SECTION 105

CONTROL OF WORK

Sect 105:  CR1053.2.1.E59.33.19

Related Sect/Sp:  SNtB, 108/CR1081

Special Provisions

Add the following Subsection 105-1.19:

CR1052.  Reserve 1.19 for Interim Completion.  The following is an example only.

When including 105-1.19 include SNtB Interim Completion Date and CR1081, 108-1.07.

105-1.19 INTERIM COMPLETION.  This project includes one interim completion phase.

Interim Completion Phase:

Date:	30 September, 2009

Work:	Complete all centerline rumble strip installations and replacement of centerline striping in centerline rumble strip installation locations by the interim completion date.

Final Completion Phase:

Date:	See the Invitation for Bids for the final completion date.

Work:	Complete all rumble strip installations.

CR1052-020911