SECTION 606

GUARDRAIL

Sect 606: CR60611.10.9.8.7.6.5.4.3.2.1

Related Sect/Sp:  710/E83.84.85

Special Provisions

606-3.06 REMOVAL AND RECONSTRUCTION OF GUARDRAIL.  Add the following:

Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 14 calendar days after removal.

Guardrail located within 50 feet of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed.

CR6066-110410