SECTION 108
PROSECUTION AND PROGRESS

Section 108: HSM20.43A-24.0701 replaces HSM20.43-070122 after 24.0630.	Related Sect/Sp:

Apply to all projects with work related to Section 108.

Standard Modification

Projects advertising before 24.0701 keep HSM20.43, delete HSM20.43A. Projects advertising after 24.0630 keep HSM20.43A, delete HSM20.43.

108-1.07 FAILURE TO COMPLETE ON TIME.

Replace Table 108-1 with the following:

Table 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  | Daily Charge |
| --- | --- | --- |
| From More Than | To and Including |  |
| $ 0 | 500,000 | $1,400 |
| 500,000 | 1,000,000 | 1,700 |
| 1,000,000 | 5,000,000 | 2,600 |
| 5,000,000 | 10,000,000 | 3,800 |
| 10,000,000 | 25,000,000 | 4,500 |
| 25,000,000 | --------- | 6,600 |

HSM20.43-070122

108-1.07 FAILURE TO COMPLETE ON TIME.

Replace Table 108-1 with the following:

Table 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  | Daily Charge |
| --- | --- | --- |
| From More Than | To and Including |  |
| $ 0 | 1,000,000 | $1,500 |
| 1,000,000 | 5,000,000 | 2,900 |
| 5,000,000 | 25,000,000 | 5,500 |
| 25,000,000 | --------- | 6,900 |

HSM20.43A-24.0701