SECTION 201
CLEARING AND GRUBBING

Special Provisions

Sect 201: C201.1	Related Sect/Sp:  C201.2.3

Apply to all projects – see notes

201-3.01 GENERAL.

Add the following:

C2011.  Verify the bird window dates with project location.

Clearing and grubbing is not permitted within the migratory bird window of May 1 to July 15; except as permitted by Federal, State and local laws when approved by the Engineer.

C201.1-14.0101