SECTION 688
Place Holder Utilities support (reserved)

Sect 688 : C688	Section Place Holder	Related Sect/Sp:

Apply to all projects with work related to Section 688

Section place holders. Keep or remove the place holder as required by the project. Remove the place holder content by (1) individually highlighting the content, including the page and section breaks, and then using the delete key or (2) in the navigation pane - select the section to be removed > right click the shaded section heading and select "delete" (this removes the Section, page and section breaks and all content in the section). Verify the headers and footers remain correct for the section before and after the deleted Section. Keeping the Section, delete "Place Holder" and "Section Place Holder" from the title and code above.

Section 688 Utility Support places a contingent sum pay item on the bid schedule to pay for unexpected work, contingencies for incomplete design (incomplete field and existing document investigation, design and document errors), incomplete existing documents, and unknowable field conditions. The pay item provides a slush fund/reserve for these unexpected costs, contingency work that may be initiated by directive without the requirement of a change order. This practice should be avoided.

The amount of the contingent sum is dependent on the complexity and quantity of project utility work. The amount is estimated between .5% and 1% of the Phase 7 estimate rounded to the nearest $10K with a minimum amount of $50K. Construction may have documentation to confirm the amount.

To include this item the Design PM and Construction Engineer should consult with the Construction Highway Group Chiefs, Region Design Utilities Engineer, the Design Program Development & Standards Manager, and possibly request FHWA approval.

A CR provision is being considered and is dependent on the input from the above personnel.