PART 4

STANDARD MODIFICATIONS AND SPECIAL PROVISIONS

TO THE STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Design Computations

b.	Quantity Computations

Copies of the above may be obtained at the Contractor's cost.

2.	An environmental "Categorical Exclusion" is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 266-1737.

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  HOLIDAYS.   Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's. Birthday - Third Monday in January

3.	President's Day - Third Monday in February

(5/7/91)M30

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  QUALIFICATION OF BIDDERS.  Delete the second paragraph.  (5/12/89)M1

102-1.06  PREPARATION OF PROPOSAL.  Replace the second paragraph with the following:  The bidder shall specify a unit price, in figures, for each pay item for which a quantity is given and shall also show the products of the respective unit prices and quantities written in figures in the column provided for that purpose and the total amount of the proposal obtained by adding the amounts of the several items.  All the figures shall be in ink or typed.  In the event of a discrepancy between unit bid prices and extensions, the unit bid price shall govern.  Any changes shall be initialed by the person signing the proposal.  (7/2/93)M58

Add the following: At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07  NON-RESPONSIVE PROPOSALS.  Delete item 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06.  (5/7/91)M31

Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)M2

102-1.12  ADDENDA REQUIREMENTS.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)M3

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  CONSIDERATION OF PROPOSALS.  Add the following:  The apparent low bidder shall submit a completed Subcontractor List, form 25D-5(C), within 5 working days following receipt of written notification by the Department.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or,

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or,

9.	is determined by the Contracting Officer not to be responsible.

(4/1/93)R82

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  CHANGES.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)M5

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  AUTHORITY OF THE ENGINEER.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)M6

Special Provisions

105-1.06  COOPERATION WITH UTILITIES.  Add the following:  The Contractor shall request locates from all the Utilities having facilities in the area.  Their telephone numbers are as follows:

Anchorage Telephone Utility	564-1555

Anchorage Water and Wastewater Utility	564-2762

Chugach Electric Association	562-2278

DOT/PF Maintenance & Operations	333-2411

ENSTAR Natural Gas Company	264-3740

Prime Cable of Alaska	562-3133

Municipal Light and Power	263-5441

Municipal Traffic Operations	786-8355

Locate Call Center	278-3121

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits.  The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

Prior to the relocation of the utility's facilities, construction staking may be required.  The Contractor shall give the Utility 2 weeks advance notice as to when the staking will be available and maintain the stakes until the utility relocation is completed.  Payment for this staking will be as follows:

1.	If construction staking or right-of-way staking is required by the Utility in advance of the Contractor's normal schedule, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

2.	If, as part of the contract, the Contractor provides the stakes in the area needed by the Utility, this work will be subsidiary to Item 642(1), Construction Surveying.

3.	If right-of-way staking is required by the Utility, and staking the right-of-way is not a part of the contract, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required.

ENSTAR  Enstar will cut and cap the existing underground 4-inch plastic gas line located within the project limits that are in conflict with the new bridge abutment on the north side of Tudor.  This line will be replaced after the bridge abutment is in place, the line will be reinstalled prior to placing the structural section for the sidewalk along the north side of Tudor.  Refer to Appendix B.

Chugach Electric Association, Inc.  When working near Chugach Electric Association facilities, the Contractor shall adhere to requirements set forth in "Construction or Maintenance Near Electrical Facilities" and "Electrical Facility Clearance Requirements" attached to these specifications as Appendix A.

All work near Chugach Electric Association facilities shall be conducted in such a manner as to protect the utility facilities at all times from damage and outages resulting directly or indirectly from the Contractor's or subcontractor's operations.

Municipal Light and Power and Anchorage Telephone Utility  ML&P will complete installation of their facilities 15 calendar days after completion of the ATU and ML&P casings.  ATU will complete installation of their facilities 30 calendar days after completion of the ATU and ML&P casings.  Casings will be considered completed when the installation of the entire lengths are installed and casings will not be displaced when ATU and ML&P install their facilities.

Prior to the relocation of ATU and ML&P facilities, construction staking for new casings as shown on the drawings, shall be required of ML&P for both ML&P and ATU casings.  The Contractor shall give ML&P a minimum of forty-eight (48) hours advance notice as when to commence staking.  The stakes shall then be maintained by the Contractor until the installation of the casings has been completed and accepted by the Engineer and both ML&P and ATU.  Refer to the Plans.

Prior to the shortening of the existing pole and installation of new Electrolier and Junction Box as shown on the plans, the Contractor shall review the CEA minimum clearance requirements in the Appendix.  Contractor shall also consult with CEA officials regarding safety clearances for ALL CEA facilities, including the high voltage lines south of the Tudor Road, prior to commencing any work.  Refer to the Plans and Appendix A.

Standard Modifications

105-1.12  LOAD RESTRICTIONS.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless allowed for use by an approved Traffic Control Plan.  (5/7/91)M32

105-1.15  PROJECT COMPLETION.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work scheduled under Subsection 618-3.04, Maintenance of Seeded Areas and Subsection 621-3.04, Period of Establishment, a letter of project completion will be issued by the Engineer.  (7/2/93)M7

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.  (7/2/93)M8

Special Provisions

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES.  Replace the first sentence of the eighth paragraph with the following:  If the claim is not resolved by agreement within 30 days of its receipt, the Engineer will issue a written decision to the Contractor.  (7/2/93)S71

Add the following:  Legal actions will be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/26/90)R93

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.  Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be produced in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract amount, or $2500, whichever is greater.  Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph.  For the purposes of this paragraph, the cost is the value of the steel and iron products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(7/2/93)S13

106-1.02  LOCAL MATERIAL SOURCES.  General. Add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)S32

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)R5

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Standard Modifications

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES.  In the last sentence of the third paragraph delete:  "by the local fire authority." (5/12/89)M10

Special Provisions

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.  Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the utility.

(10/1/91)R8

Add the following:  Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 10 feet of an overhead electrical line.

2.	Operations anticipated to be within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment which is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work to be performed.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will not be paid for separately, but will be subsidiary to the item(s) of work being performed requiring cable watch services.

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  SUBLETTING OF CONTRACT.  Delete the third paragraph on page 56 and substitute the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Commercial Driver's License, with appropriate endorsements for the class of vehicle to be operated.

2.	Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist, amended  payrolls  must be submitted listing the driver as an employee subject to all labor provisions of the contract.  These criteria are:

1.	the owner-operator's right to control the manner in which the work is to be performed,

2.	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3.	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4.	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)S49

108-1.03  PROSECUTION AND PROGRESS.  In the first paragraph, delete the words "At this time" and substitute:  "Five working days before the preconstruction conference".  (5/7/91)S50

Standard Modifications

108-1.03  PROSECUTION AND PROGRESS.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)M11

Special Provisions

108-1.03  PROSECUTION AND PROGRESS.  Add the following:  The Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

Preparation and updating of the two week work plans will not be paid for directly but will be subsidiary to Item 640(1) Mobilization and Demobilization.

108-1.03  PROSECUTION AND PROGRESS.  Add the following:

Schedule Updates and Progress Payments.  Job site progress meetings will be held weekly by the Engineer and the Contractor for the purpose of updating the Progress Work Schedule.  Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.  Representatives of utility companies whose facilities are affected shall attend weekly meetings.  See also Section 105-1.06 Cooperation with Utilities.

108-1.05  CHARACTER OF WORKMEN, METHODS AND EQUIPMENT.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer. (9/1/89)R13

Standard Modifications

108-1.07  FAILURE TO COMPLETE ON TIME.  Replace the third sentence of the first paragraph with the following:  The amount of these deductions is to reimburse the Department for estimated additional contract administration expenses incurred as a result of the Contractor's failure to complete the work within the time specified.

Replace Table 108-1 with the following:

TABLE 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  |  |  |  |
| --- | --- | --- | --- | --- |

| From More Than |  | To and Including |  | Daily Charge |
| --- | --- | --- | --- | --- |

| $ 0 |  | $ 100,000 |  | $ 300 |
| --- | --- | --- | --- | --- |

| 100,000 |  | 500,000 |  | 550 |
| --- | --- | --- | --- | --- |

| 500,000 |  | 1,000,000 |  | 750 |
| --- | --- | --- | --- | --- |

| 1,000,000 |  | 2,000,000 |  | 1,000 |
| --- | --- | --- | --- | --- |

| 2,000,000 |  | 5,000,000 |  | 1,500 |
| --- | --- | --- | --- | --- |

| 5,000,000 |  | 10,000,000 |  | 2,500 |
| --- | --- | --- | --- | --- |

| 10,000,000 |  | - |  | 3,000 |
| --- | --- | --- | --- | --- |

(7/2/93)M49

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  GENERAL.  Add the following:  When more than one variety of material or work item is specified for a single pay item number, letter or numeric suffixes will be included within the parenthesis to differentiate the types.

109-1.02  MEASUREMENT OF QUANTITIES.  Add the following:

TABLE 109-1

| CONVERSION TO THE SI INTERNATIONAL SYSTEM OF UNITS* |  |  |  |  |
| --- | --- | --- | --- | --- |

| To convert from |  | to |  | Multiply by |
| --- | --- | --- | --- | --- |

| mile (US Statute) |  | meter (m) |  | 1,609.347 |
| --- | --- | --- | --- | --- |

| foot |  | meter (m) |  | 0.3048 |
| --- | --- | --- | --- | --- |

| foot (US survey) |  | meter (m) |  | 1200/3937 |
| --- | --- | --- | --- | --- |

| inch |  | meter (m) |  | 0.0254 |
| --- | --- | --- | --- | --- |

| square foot |  | square meter (m2) |  | 0.09290304 |
| --- | --- | --- | --- | --- |

| square yard |  | square meter (m2) |  | 0.8361274 |
| --- | --- | --- | --- | --- |

| acre (US Survey) |  | square meter (m2) |  | 4,046.873 |
| --- | --- | --- | --- | --- |

| cubic foot |  | cubic meter (m3) |  | 0.02831685 |
| --- | --- | --- | --- | --- |

| cubic yard |  | cubic meter (m3) |  | 0.7645549 |
| --- | --- | --- | --- | --- |

| gallon (US liquid) |  | cubic meter (m3) |  | 0.003785412 |
| --- | --- | --- | --- | --- |

| M. Gal. |  | cubic meter (m3) |  | 3.785412 |
| --- | --- | --- | --- | --- |

| pound (lb avoirdupois) |  | kilogram (kg) |  | 0.45359237 |
| --- | --- | --- | --- | --- |

| ton (short, 2000 lb) |  | kilogram (kg) |  | 907.1847 |
| --- | --- | --- | --- | --- |

| pound-force (lbf) |  | newton (N) |  | 4.448222 |
| --- | --- | --- | --- | --- |

| footcandle |  | lux (lx) |  | 10.76391 |
| --- | --- | --- | --- | --- |

| degree Fahrenheit |  | degree Celsius (µC) |  | tµC=(tµF-32)/1.8 |
| --- | --- | --- | --- | --- |

* From ASTM publication E380-89a, Standard Practice for Use of the International System of Units (SI) The Modernized Metric System  (1/31/92)R136

Standard Modifications

109-1.03 SCOPE OF PAYMENT.  Delete the last sentence of the fourth paragraph.  (5/7/91)M33

Special Provisions

109-1.05  COMPENSATION FOR EXTRA WORK.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)R14a

109-1.07  PAYMENT FOR MATERIALS ON HAND.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska only.  (9/1/89)R16

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  DESCRIPTION.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49,  Code of Federal Regulations (CFR), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  INTERPRETATION.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  DEFINITIONS AND TERMS.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03.3 for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  UTILIZATION GOAL.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Utilization Goal in order to be eligible for award of this contract.

120-3.01  DETERMINATION OF COMPLIANCE.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate  DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  GOOD FAITH EFFORT.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE CREDIT.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a  superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  DEFAULT OF DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02 Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, all of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02 Good Faith Effort.

120-4.01  METHOD OF MEASUREMENT.  The Contractor shall be entitled to count toward the DBE Utilization Goal those monies allowed by the Engineer in 120-3.03.04 as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under 120-5.01.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100%.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60% of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  BASIS OF PAYMENT.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01 until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per Subsection 120-3.03, 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

A change order is not required for DBE adjustment, the Notice to Proceed shall constitute the notice required to initiate this item.  (12/8/92)R166

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(5/12/89)S33

SECTION 203

EXCAVATION AND EMBANKMENT

Standard Modifications

203-2.05  BORROW.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.  (5/12/89)M12

Special Provisions

203-2.05  BORROW.  Add the following:  Borrow obtained from excavation at the adjacent Tudor Center development or any other borrow source suspected of containing contaminates shall be testing for contamination in accordance with Subsection 203-3.07, Contaminated Material Testing.

Standard Modifications

203-3.02  EMBANKMENT CONSTRUCTION.  On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible.  (5/7/91)M35

Special Provisions

203-3.07  CONTAMINATED MATERIAL TESTING.  Add the following subsection:  This work shall consist of testing soils for contaminates.  Each truckload of soil imported from a suspected site, or other locations at the direction of the Engineer, shall be examined for contamination.

The Contractor shall obtain the services of a hazardous waste professional to conduct field testing using an organic vapor analyzer (OVA) or equivalent equipped with a photoionizing detector (PID), or other approved DEC instrument.  The Contractor shall submit the name of the hazardous waste professional to the Engineer at the preconstruction conference.  The hazardous waste professional shall be available at all times hauling is in progress to conduct the required field tests.

The hazardous waste professional shall sample and test in accordance with standard DEC approved testing procedures.  If an OVA response indicates the presense of any contamination, the soils will have failed the test and will be designated as contaminated.  If no response is observed, the soil will be examined for odor.  If a petroleum odor is detected, the soils will fail the test and will be designated as contaminated.  If no petroleum odor is detected, the soil will be considered to have passed field criteria.

The hazardous waste professional shall be responsible for ensuring that soils exhibiting an OVA response that indicate the presense of any contamination, or soils that exhibit characteristics of fuel contamination (i.e. odor, sheen, or stain), are identified to the Engineer.

Contaminated material will not be accepted for borrow and shall be immediately removed from the site.

The OVA will be calibrated at the beginning and end of each day, and after every four hours of use.

203-4.01  METHOD OF MEASUREMENT.  Add the following:  Providing a hazardous waste professional to test for contaminated soils will not be measured for payment.  Testing soils to determine contamination will be measured for payment under Item 644(8), Contaminated Material Testing.

203-5.01  BASIS OF PAYMENT.  Add the following:  No payment will be made for providing the hazardous waste professional, this will be subsidiary to Item 644(8), Contaminated Material Testing.

Standard Modifications

203-5.01  BASIS OF PAYMENT.  Change Pay Items 203(5), (6) and (7) to read:

Pay Item No.	Pay Item	Pay Unit

203(5)	Select Material, Type (A)	(Incidental to Retaining

(Selected material for wall backfill)	Wall Pay Item)

203(6)	Borrow, Type (B)	Ton

(Selected structural material for trail embankment)

203(7)	Borrow, Type (C)	Ton

(Selected, non-structural material for trail side slope flattening)

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)M12

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01  MATERIALS.  Delete this subsection in its entirety and substitute the following:  Bedding and backfill materials shall meet the requirements for Selected Material, Type A, as specified in Subsection 703-2.07, Selected Material.  Pipe bedding and backfill material shall also pass the 3-inch sieve.

Selected Material, Type A pipe backfill shall extend a minimum of 12 inches above the pipe.  Excavated native material shall be utilized for the remainder of the trench backfill if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  All suitable material from structure excavation shall be used for bedding and backfill prior to using material from another source.

204-3.01  CONSTRUCTION REQUIREMENTS.  Add the following to the third paragraph:  Native material may be utilized for electrical conduit bedding and backfill outside the pavement structure if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Compaction may be as approved by the Engineer.

(3/23/93)R25

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  MATERIALS.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to Table 703-2, Grading D-1.

Add the following after the first paragraph:  At the Contractor's option, recycled asphalt pavement (RAP) may be substituted for crushed aggregate base course, inch for inch, if the following conditions are met:

1.	RAP shall be crushed or processed to 100 percent by weight passing the 1-inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| SIEVE |  | % PASSING BY WEIGHT |
| --- | --- | --- |

| 1 |  | 100 |
| --- | --- | --- |

| 3/4 |  | 70-100 |
| --- | --- | --- |

| 3/8 |  | 42-90 |
| --- | --- | --- |

| No. 4 |  | 28-78 |
| --- | --- | --- |

| No. 16 |  | 11-54 |
| --- | --- | --- |

| No. 50 |  | 5-34 |
| --- | --- | --- |

| No. 100 |  | 3-22 |
| --- | --- | --- |

| No. 200 |  | 0-6 |
| --- | --- | --- |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAP.

301-3.01  PLACING.  Add the following:  Base course material used for the sidewalk and pathway foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface.  (9/1/89)R26

301-3.03  SHAPING AND COMPACTION.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 90 psi (+5 psi) and the roller shall have a minimum operating weight per tire of 3,000 pounds.

301-5.01  BASIS OF PAYMENT.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, it will be paid for as Item 301(1), Crushed Aggregate Base Course at the unit price shown  on the bid schedule for that item.

Delete this Section in its entirety and substitute the following:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Standard Modifications

401-1.01  DESCRIPTION.  This work consists of the furnishing and mixing of aggregate and asphalt cement at a central mixing plant and the hauling, spreading, and compaction of the asphalt concrete mixture on a previously prepared surface, all as specified in the contract and in reasonably close conformance with the lines, grades and thickness shown on the plans.

401-2.01  COMPOSITION OF MIXTURES.  Mixtures shall be composed of aggregate and asphalt cement combined as specified for the type shown in the contract.

At least 15 calendar days prior to the production of asphalt concrete pavement mix, the Contractor shall submit the following to the Engineer:

1.	Notification that aggregate proposed for the mixture is available for sampling.

2.	A letter stating the proposed gradation for the Trial Job Mix Design, gradations for individual stockpiles, and blend ratio for each aggregate stockpile.  Job Mix Design proposals by the Contractor shall be within the broad band gradations set in Table 703-3.

3.	A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in Section 702, manufacturer's certificate of compliance with Section 702, and a temperature viscosity curve for the asphalt cement.

4.	A 1/2 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

The Contractor shall accompany the Engineer during sampling, and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.

From this information, the Engineer will establish the Job Mix Design which shall become a part of the contract and shall be followed unless modified in writing.  Job Mix Design test results will be available within 7 working days after submittal.

The Job Mix Design shall be determined by and shall conform to the requirements of ATM T-17.

Changes in the Job Mix Design warranted by changes in the aggregate or sources of aggregate shall be submitted by the Contractor in the same manner as the original submittal.

If the mixture is obtained from a commercial source, the Contractor shall submit a certified statement of its components and their proportions as outlined in these specifications for approval as the Job Mix Design.

The full tolerances specified below shall be applied to the approved Job Mix Design gradations and shall not be limited to the broad bands listed in Table 703-3.  Tolerances shall not be applied to the largest specified screen.

| Sieve Size or Item |  | Tolerance (Percent Passing) |
| --- | --- | --- |

| 3/4 inch |  | +/- 8% |
| --- | --- | --- |

| 1/2 inch |  | +/- 7% |
| --- | --- | --- |

| 3/8 inch |  | +/- 7% |
| --- | --- | --- |

| No. 4 |  | +/- 7% |
| --- | --- | --- |

| No. 8 |  | +/- 6% |
| --- | --- | --- |

| No. 16 |  | +/- 6% |
| --- | --- | --- |

| No. 30 |  | +/- 5% |
| --- | --- | --- |

| No. 50 |  | +/- 4% |
| --- | --- | --- |

| No. 100 |  | +/- 3% |
| --- | --- | --- |

| No. 200 |  | +/- 3% |
| --- | --- | --- |

| Asphalt % |  | +/- 0.4% |
| --- | --- | --- |

401-2.02  AGGREGATES.  Aggregates shall conform to the requirements of Subsection 703-2.04.

401-2.03  FILLER.  Filler shall conform to the requirements of AASHTO M 17.

401-2.04  ASPHALT CEMENT.  The grade of asphalt cement will be specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702, Asphalt Materials.  Asphalt cement may be conditionally accepted at the source.  If the cement is to be conditionally accepted at the source, the Contractor shall provide a manufacturer's certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the cement is shipped.

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the cement supplied for the Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended while a new Job Mix Design proposal is submitted for approval.

401-2.05  ANTI-STRIP ADDITIVES.  Anti-strip agents used shall be an approved type in the proportions determined by ATM T-14 and included in the approved Job Mix Design.

401-2.06  QUALITY CONTROL AND ACCEPTANCE.

1.	Process Control by Contractor.  It is understood that the Contractor is responsible for furnishing the sampling and testing of materials for process quality control, including screening, crushing, blending, and stockpiling of the aggregate, production and laydown of the mixture, and monitoring of compaction.

At the site, the Contractor shall furnish a field laboratory for process control testing.  The contractor-furnished laboratory shall be shared with the Department for concurrent testing.

A Crushing Control Plan shall be submitted at least 15 working days prior to the preconstruction conference.  The plan shall include a proposed testing frequency for aggregate gradation.  Abbreviated testing for process control of gradation shall be in accordance with Alaska Standard Practice SP-9.  Such sampling and testing will be coordinated with the Department and split samples are to be provided to the Department.

A Paving and Plant Control Plan shall be submitted at a pre-paving meeting to be held a minimum of 5 working days prior to initiating paving operations.  The Paving and Plant Control Plan shall outline the steps taken to assure product consistency and to minimize segregation and premature cooling of mixtures.  This plan shall include a proposed testing frequency for gradation, asphalt content, and compaction.  It shall also include a plan for the handling of or elimination of the wings on the paver hopper to prevent dumping and placement of cooled mix onto the roadway.

2.	Acceptance Testing by Department.  The Department will perform sampling and testing for acceptance of the work in accordance with the Department's testing frequency guide and standard acceptance test methods specified below.  Such testing may be done concurrently with the Contractor's process control testing.  Acceptance test results will be available to the Contractor as soon as possible upon their completion.

Sampling for the determination of aggregate gradation will be from the aggregate cold feed, individual hot bins, or from the combined aggregate just prior to the introduction of the asphalt cement.  All aggregate samples will be split and the second half made available to the Contractor.

Acceptance testing for asphalt cement content will be determined by ATM T-16, ATM T-23 or AASHTO T 164.  Sampling for the determination of asphalt cement content will be from the mixture at the time of placement.

Samples taken for determination of density compliance shall be taken from the finished mat after final rolling.  Acceptance testing for field density will be determined in accordance with ATM T-22.

3.	Unacceptable Work or Material.  Any mixture which is contaminated, segregated, or which does not otherwise conform to the specifications will be rejected and replaced at no additional cost to the Department with conforming material in accordance with Subsection 105-1.11, Removal of Unacceptable and Unauthorized Work.  All costs associated with removal and replacement of unacceptable mixture shall be borne by the Contractor.  At the discretion of the Engineer, unacceptable pavement may be overlaid with acceptable pavement at no additional cost to the Department.

CONSTRUCTION REQUIREMENTS

401-3.01  WEATHER LIMITATIONS.  The mixture shall not be placed on a wet surface, or on an unstable roadbed, when the base material is frozen, or when weather conditions prevent the proper handling, compacting, or finishing of the mixture.  No mixture shall be placed when the surface upon which the pavement is to be placed is at or below 35 degrees Fahrenheit.

401-3.02  BITUMINOUS MIXING PLANTS.  Mixing plants shall conform to AASHTO M 156.

Proportioning (batch) scales shall not be used for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

401-3.03  HAULING EQUIPMENT.  Trucks used for hauling mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime solution or other manufactured asphalt release agent included in the Department's Approved Products List.  Diesel or fuel oil shall not be used.  Each truck shall have a cover of canvas or other suitable material of such size as to protect the mixture from the weather, when required, so that the mixture will be delivered on the road at the proper temperature.

401-3.04  ASPHALT PAVERS.  Asphalt pavers shall be self-propelled units, provided with a heated vibratory screed and equipped with a paver control system which shall automatically control the laying of the mixture to specified transverse slope and specified longitudinal grade.  The paver control system shall be automatically actuated by the use of a mobile string line, ski, or other approved grade follower.  The length of the ski, mobile string line or other device shall be at least 30 feet in length.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation.  The hopper shall be equipped with a distribution system to place the mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Auger extensions shall be within 1.5 feet of the gates.

Extendible wings may be permitted for tapers, guardrail widening and approaches.

The use of a pickup machine to transfer the mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collection of the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any other detrimental effects are observed.

401-3.05  ROLLERS.  Rollers shall be of the steel wheel and pneumatic tire type, self-propelled, in good condition, capable of reversing without backlash, and operated at speeds slow enough to avoid displacement of the mixture.  The number and weight of the rollers shall be sufficient to compact the mixture to the required density and surface smoothness while it is still in a workable condition, and be capable of maintaining the pace of the paving operation.  Specific roller requirements for construction of density "control strips" are further described in Subsection 401-3.12, Compaction.  The use of equipment which results in crushing of the aggregate will not be permitted.

401-3.06  PREPARATION OF EXISTING SURFACE.  When the surface of the existing pavement or old base is irregular, it shall be brought to uniform grade and cross section, as directed.

If determined necessary, the existing surface shall be cleaned of loose material by means of sweeping with a power broom, supplemented by hand sweeping as required.

Contact surfaces of curbing, gutters, manholes, and other structures shall be coated with a thin, uniform coating of prime or tack coat material prior to the asphalt concrete mixture being placed against them.

Surfaces which have received a prime or tack coat shall be allowed to cure, as directed, prior to placement of asphalt concrete mixture.  Surfaces which have received an emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixtures.

401-3.07  PREPARATION OF ASPHALT CEMENT.  A continuous supply of asphalt cement shall be supplied to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing temperature.

401-3.08  PREPARATION OF AGGREGATES.  The aggregate for the mixture shall be heated and dried to a temperature compatible with the mix requirements herein specified.  Flames used for drying and heating shall be properly adjusted to avoid damage to the aggregate and to avoid soot or unburned fuel on the aggregate.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5 percent (by total weight of mix), as determined by ATM T-25.

401-3.09  MIXING.  The aggregate and asphalt cement shall be combined in the mixer in the amounts required to meet the Job Mix Design.  Anti-stripping additive shall be furnished as required.

The materials shall be mixed until a complete and uniform coating of the particles and a thorough distribution of the asphalt cement throughout the aggregate is obtained.  For batch plants, dry aggregate shall be in motion prior to the addition of asphalt cement.  Wet mixing time shall be determined for each plant and for each type of aggregate used.  The minimum percent of coated particles used to establish the mixing time interval shall be 98 percent using AASHTO T 195.

The temperature of the mixture at the time of mixing shall be as determined by the Job Mix Design.

401-3.10  TEMPORARY STORAGE OF ASPHALT MIXTURE.  Temporary storing or holding of hot mixture in silo type storage bins will be permitted.

All the mixture drawn from the silo type storage bins shall conform to all of the requirements for asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

401-3.11  SPREADING AND FINISHING.  The mixture shall be laid only upon stable surfaces approved by the Engineer, spread and struck off and compacted to the required thickness.  Asphalt pavers shall be used to distribute the mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 401-3.13, Joints.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impractical, the mixture shall be spread, raked and luted by hand tools.  For such areas the mixture shall be placed to the required compacted thickness.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor's control, in order to prevent lane edge drop-off.  When the pavement edge drop-off exceeds 2 inches, shoulder material shall be placed against the pavement edge.

When multiple lifts are specified in the contract, the final lift shall not be placed until all lower lifts throughout that segment, as defined by the Paving Plan, have been placed and accepted.

Paving shall not begin until all adjacent concrete curb has been poured and cured for 72 hours or until satisfactory concrete strength is achieved.

Asphalt to be placed over bridge membranes shall not be placed until the membrane has cured to the proper state to prevent damage by the overlaying operation.  Vehicles, except the spreader and trucks used for hauling the asphalt overlay mix, shall not be operated on the membrane.  Paving machines used over the membrane waterproofing shall be rubber tired or rubber tracked.   The Contractor shall adhere to the manufacturer's published minimum and maximum temperature limitations for asphalt overlay material.  Steel-wheeled rollers only shall be used to compact the asphalt paving on the bridge decks.  The use of vibratory rollers, with vibrator on, will not be permitted.

401-3.12  COMPACTION.

General.  Immediately after the mixture has been spread, struck off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.  Rolling shall commence as soon as the rolling does not cause undue displacement, cracking or shoving.  Any displacement occurring as a result of the reversing of the direction of a roller, or from other causes, shall be corrected promptly by the use of rakes and addition of fresh mixture when required.  Care shall be exercised in rolling not to displace the line and grade of the mixture.  Rollers shall move at a slow but uniform speed with the drive roll or wheels nearest the paver.

Unless otherwise directed, rolling shall begin at the sides and proceed parallel with the road centerline, each overlapping one-half the roller width, gradually progressing to the crown of the road.  When paving in echelon or abutting a previously placed lane, the longitudinal joint shall be rolled first to provide pinching the material in place.  On super-elevated curves the rolling shall begin at the low side and progress to the high side by overlapping of trips parallel with the centerline.

Along forms, curbs, headers, walls, and other places not accessible to the rollers, the mixture shall be thoroughly compacted with hot hand tampers or with mechanical tampers.  On depressed areas, a trench roller may be used or cleated compression strips may be used under the roller to transmit compression to the depressed area.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

Control by Acceptance Strip.

1.	Control Strips.  A control strip shall be constructed at the start of each course after the plant and equipment are providing a consistent mix, and repeated as ordered whenever:

a.	there is a change in the mix composition,

b.	there is a change in ambient temperature of 30 degrees F or greater, or,

c.	routine tests indicate changes from results found in previous qualifying control strips.

Each control strip shall be constructed with the approved Job Mix Design.  The control strip shall remain in place as a section of the completed work, provided it complies with requirements for gradations, asphalt cement content, adequacy of mixing and line and grade.  It shall be removed and replaced at the Contractor's expense or accepted to remain in place in accordance with Section 105-1.03, Conformity with Plans and Specifications, and a new control strip constructed if it does not meet specification requirements.  Paving operations may not proceed beyond the control strip until the mixture conformance to specifications has been confirmed and production paving is authorized.

Each control strip shall be one lane in width, 300 feet in length and shall be of the depth specified for the pavement course concerned.

Initial or breakdown compaction of a layer of the mixture shall be performed with a 2-axle tandem or a 3-wheel roller weighing at least 12 tons except that approved vibratory compacting equipment may be used for the initial or breakdown compaction if it is operated according to the procedures designated in the approval.

A pass shall be one movement of a roller in either direction.  A coverage shall be as many passes as are necessary to cover the entire width being paved.  Each coverage shall be completed before subsequent coverages are started.

The initial or breakdown compaction shall be followed immediately by intermediate rolling with a pneumatic-tired roller which exerts a tire pressure of at least 80 psi over the tire contact area.  Coverages with a pneumatic-tired roller shall start when the temperature of the mixture is high as practicable and shall be completed while the temperature of the mixture is at or above 160 degrees F.  Intermediate rolling shall be performed with a 2-axle tandem roller when breakdown rolling is performed with a pneumatic roller.

Each layer of mixture shall be additionally compacted, without delay, by a final rolling consisting of not less than one coverage with a steel-tired roller weighing not less than 8 tons.  Compaction of the control strip shall commence as soon as possible after placement of the mixture and be continuous and uniform over the entire control strip.

The following rolling and density testing procedures shall be used on the control strip:

a.	Breakdown rolling.  Thirty-second nuclear density counts shall be taken at three randomly selected locations after each roller coverage at each test site.  Rolling shall continue until there is less than one pound increase in average density per roller coverage.

b.	Intermediate rolling.  Rolling shall continue until at least three complete coverages have been made and there is less than one pound increase in average density per roller coverage.

c.	Finish rolling.  Thirty-second nuclear density counts shall be taken at five randomly selected locations after each roller coverage at each test site.  The average density obtained after the first coverage shall be taken as a new beginning point.  Final rolling shall continue until all roller marks are removed and there is less than one pound increase in average density per roller coverage.

d.	Density standard.  One-minute density counts shall be taken at 10 randomly selected locations to determine the average density of the control strip.  This is the density standard for the project until a new control strip is constructed.  To confirm the adequacy of the compaction of the control strip, seven 8-inch minimum diameter core samples will be taken at randomly selected locations.  The average density of these cores shall be at least 95 percent of the maximum specific gravity (as determined by AASHTO T 209) multiplied by 62.4.

2.	Acceptance Strips.  Acceptance density testing will be accomplished while the pavement is hot enough to permit further densification if such is shown to be necessary.

The pavement courses shall be divided into acceptance strips consisting of not more than 500 tons for the purpose of defining areas represented by each series of density acceptance tests.

The types of rollers used and their relative positions in acceptance strip compaction shall be the Contractor's option, provided that at least 2 coverages of a pneumatic-tired roller having an 80 psi minimum contact pressure are applied.

The density of each acceptance strip will be evaluated based on the results of three tests with a portable nuclear test device performed at randomly selected sites within the acceptance section.  Each test will consist of the average of two one-minute readings with the gauge rotated 90 degrees between readings.  The average density obtained for the three test in each acceptance strip shall be at least 98 percent of the mean density obtained in the approved control strip.  In addition, each individual test value obtained within an acceptance strip shall be at least 95 percent of the mean density of the strip.

If either the average density of the acceptance strip or an individual test value does not meet the density requirements, the Contractor shall continue compactive effort until the required density is obtained.

After the required density has been attained in the acceptance strips, further finish rolling may be necessary to remove roller marks or other surface irregularities and to meet the required surface tolerances.

401-3.13  JOINTS.  Joints shall be made in such manner as to ensure a continuous bond between old and new sections of the course.  All joints shall present the same texture and smoothness as other sections of the course.

A thin tack coat of asphalt cement or emulsion shall be sprayed on all cold joints and allowed to break prior to placing fresh mixture against the joint.

Transverse joints shall be formed by cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.

The longitudinal joints in one layer shall offset those in the layer immediately below by approximately six inches.  However, the joints in the top layer shall be at centerline or lane lines.  Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset not more than one foot.

Pavement that are 1.5 inches or thicker shall be constructed with a modified wedge joint the entire length of the face of the exposed longitudinal joint between adjacent travel lanes.  The taper shall have a maximum horizontal to vertical slope of 3:1 at the bottom and shall be vertical at the top for a height equal to the largest aggregate size.

MODIFIED WEDGE JOINT

Improperly formed joints resulting in surface irregularities shall be removed, full depth, replaced with new material, and thoroughly compacted.  Attempting to roll out an improper joint after the material has cooled below 160 degrees Fahrenheit shall not be allowed.  All pavement removal shall be precut to a neat line using a power driven saw.

401-3.14  SURFACE TOLERANCE.  The surface will be tested after final rolling at selected locations using a 10 foot straightedge.  The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.

401-3.15  PATCHING DEFECTIVE AREAS.  Skin patching will not be permitted.  Defective materials shall be removed for the full thickness of the course.  The pavement shall be cut so that the sides are perpendicular and parallel to the direction of traffic and so that the edges are vertical.  Edges shall be tack coated with asphalt cement or emulsion.  Fresh mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements.  The mixture shall be compacted to the density specified herein.

401-4.01  METHOD OF MEASUREMENT.  The asphalt concrete mixture will be measured by the ton in accordance with Section 109.  The tonnage used shall be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement material and anti-stripping additive in the mixture.

401-5.01  BASIS OF PAYMENT.  Asphalt concrete will be paid for at the contract unit price, complete in place.  Asphalt cement, anti-stripping additive, STE-1 asphalt for tack coat and miscellaneous signing and striping will not be paid for directly, but will be subsidiary to Item 401(9), Asphalt Concrete, Type ___.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(9)	Asphalt Concrete Pavement, Type __	Ton

SECTION 501

STRUCTURAL CONCRETE

Standard Modifications

501-3.01  PROPORTIONING.  Under Item 1., Determining the Proportions and Batch Weights, add the following to the second paragraph:  Material properties shall be determined in accordance with the following test methods:

| Property |  | Test Method |
| --- | --- | --- |

| Slump |  | AASHTO T 119 |
| --- | --- | --- |

| Air Content |  | ATM T-8 |
| --- | --- | --- |

| Compressive Strength |  | AASHTO T 22 |
| --- | --- | --- |

| Unit Weight |  | AASHTO T 121 |
| --- | --- | --- |

| Cement Content |  | AASHTO T 121 |
| --- | --- | --- |

(7/2/93)M51

Special Provisions

501-3.01  PROPORTIONING.  Revise this subsection as follows:  In Table 501-1, Class of Concrete, under the category Coarse Aggregate Gradation AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S and W concrete.

All concrete for structures shall be Class A-A with a minimum 28-day compressive strength of 4,500 psi and curbs shall be Class A with a minimum 28-day compressive strength of 3,000 psi.  Class A-A concrete for the top slab of Ambassador tunnel shall have 100 pounds of Silica Fume per cubic yard added.  Minimum 28-day compressive strength shall be 8,000 psi.

501-3.01  PROPORTIONING.  Add the following:

Concrete Color.  Exposed bridge abutment concrete and concrete rubbed finish shall be tan in color to match concrete block retaining walls.  Submit samples for approval.

501-3.02  BATCHING.  Add the following to item No. 5, Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, moisture contents of the various aggregates and the individual truck water meter reading when batched, with each truck load or batch of concrete supplied.  (7/2/93)S54

501-3.06  PLACING CONCRETE.  Replace the last sentence of Item 2. Pumping Concrete with the following:  Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete as directed.  (7/2/93)S65

501-3.07  FINISHING CONCRETE SURFACES.  Add the following to Item 2, Rubbed Finish:

A rubbed finish at bridge abutments using colored grout over previously repaired colored concrete will be required for all exposed concrete.  Concrete repairs shall be made within 3 days of casting and rubbed finish shall be complete within 5 days of casting.  A non-colored similar rubbed finish will be required on all exposed concrete surfaces for the Ambassador Drive tunnel.

SECTION 503

REINFORCING STEEL

Standard Modifications

503-3.05  SPLICING.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)M17

SECTION 504

STEEL STRUCTURES

Special Provisions

504-3.01  FABRICATION.  Add the following to Item 8, Welding:

All structural steel shall be ASTM A36 non-fracture critical Charpy "V" notch impact Group 3.

504-3.03  PAINTING.  Delete 1.  Preparing Metal Surfaces for Painting in its entirety and substitute the following:

All structural steel and pedestrian rails for this project, including embedded weldments, will be galvanized except all exterior surfaces of bridge girders including deck panels, shall be spray metallized.  Top of Tudor Road bridge deck panels receiving A.C. paving will be coated with a urethane/grit system and will not be metallized.  Metallized coatings shall conform to SSPC CS-Guide 23.00 dated June 1, 1991, with a minimum thickness of 6 mils.  Areas damaged by field welding shall be repaired before color coating.

Cost of all coatings shall be considered incidental to the structural steel pay item.

504-3.01  FABRICATION.  Add to Item 6, Shop Assembling.

The Tudor Road bridge shall be fully assembled including deck panels, but excluding railing.

Assembly shall guarantee accurate fit-up of welded field splices and reasonable conformance to lines and grade as approved by the Engineer.

504-3.02  ERECTION.  Add to Item 10, Erection Sequence.

The restrained nature of the Tudor Road bridge requires a specific erection sequence for abutments and girders as follows.

1.	Abutment No. 2 (North Abutment) shall be completely cast including weldment for anchor bolts.

2.	A temporary bent for girder support will be erected along the south curb line of Tudor Road.

3.	Girders shall be erected and bolted to Abutment No. 2 and temporarily supported.

4.	Girders shall be field weld spliced and the ends properly located at Abutment No. 1.

5.	All deck panels shall be installed and welded.

6.	Abutment No. 1 weldment shall be bolted to girders and aligned as required.

7.	The top part of Abutment No. 1 exposed above ground line shall be cast last to complete the tie-in.

8.	A traffic and safety plan shall be developed by the Contractor and maintained throughout all aspects of overhead bridge work, including railing installation and painting.

SECTION 505

PILING

Special Provisions

505-3.02  LOAD TESTS.  Add the following:

No load tests are required for this project.  The first pile driven shall, at each abutment, be considered a test pile, and estimated pile lengths will be adjusted based on test piles and analysis by the Engineer.

If the Contractor is required to drive longer or shorter piles than estimated, no change in unit price for piles furnished will be made and no change in price for piles driven will be made.

Cost of any pile field splices shall be incidental to other pay items.

SECTION 507

BRIDGE RAILING

Special Provisions

507-3.01  CONSTRUCTION REQUIREMENTS.  Delete Item 5, Paint and add the following:

Pedestrian rail shall be galvanized and color coated.

507-4.01  METHOD OF MEASUREMENT.  Add the following:  Item 507(5), Pedestrian Railing will not be measured for payment.

507-5.01  BASIS OF PAYMENT.  Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

507(5)	Pedestrian Railing	Lump Sum

Add the following section:

SECTION 511

MECHANICALLY STABILIZED

EMBANKMENT RETAINING WALLS

Special Provisions

511-1.01  DESCRIPTION.  This item consists of designing, furnishing, and constructing mechanically stabilized embankment retaining walls in accordance with the lines, grades, and dimensions shown on the plans or as established by the Engineer.  Design details for these mechanically stabilized embankment structures, such as concrete block facia, geometry, design calculations, and details for appurtenances, shall be shown by the manufacturer on shop drawings submitted for approval.

The Contractor shall make his own arrangements to purchase or manufacture all necessary components.

511-2.01  DESIGN CRITERIA.

a)	Contractor shall supply calculations along with shop drawings that clearly demonstrate adequacy of the design to meet criteria contained herein along with specifications for all aspects of the work.

b)	Walls shall be designed for an equivalent soil fluid pressure equal to 50 psf plus a uniform surcharge lateral pressure of 50 psf.

c)	Backfill and other details shall consider free-draining materials and wall joint details which will not pipe or lose material.  Earthwork materials as shown under other sections may be modified to fit wall needs.

511-3.01 GENERAL SPECIFICATIONS.  The following specifications generally describe retaining wall materials, manufacture and construction.  Final approval of the system supplied will depend solely on shop drawing submittal and approval.

a)	Description

A.	Work includes furnishing and installing modular block retaining wall units to the lines and grades designated on the drawings and as specified herein.

B.	Work includes preparing foundation soil, furnishing and installing leveling pad, unit fill, and backfill to the lines and grades designated on the construction drawings.

C.	Furnishing and installing all appurtenant materials required for construction of the retaining wall as shown on the construction drawings.

b)	Reference Standards

A.	ASTM C90-85 Hollow Load Bearing Masonry Units.

B.	ASTM C140-75 Sampling and Testing Concrete Masonry Units

C.	ASTM C145-85 Solid Load Bearing Concrete Masonry Units

D.	Geogrid manufacturers reference standards

c)	Delivery, Storage and Handling

A.	Contractor shall check the materials upon delivery to assure that proper material has been received.

B.	Contractor shall prevent excessive mud, wet cement, epoxy, and like materials which may affix themselves, from coming in contact with the materials.

C.	Contractor shall protect the materials from damage.  Damaged material shall not be incorporated into the retaining wall structure.

D.	Contractor shall check the geogrid upon delivery to assure that the proper material has been received.

E.	Geogrids shall be stored above 20F.

F.	Contractor shall prevent excessive mud, wet cement, epoxy and like materials which may affix themselves to the grid work, from coming in contact with the geogrid material.

G.	Rolled geogrid material may be laid flat or stood on end for storage.

d)	Submittals

A.	Samples of all products used in the work of this section.

B.	Latest edition of manufacturers specifications for proposed materials, method of installation and list of material proposed for use.

e)	Concrete Units

A.	Concrete wall units shall have a minimum net 28-day compressive strength of 3,000 psi.  The concrete shall have a maximum moisture absorption of 6 to 8 lbs./ft3.

B.	Exterior dimensions may vary in accordance with ASTM C90-85.  Standard block units shall have a minimum of 1-square-foot face area each.

C.	Units shall have angled sides capable of concave and convex alignment curves with a minimum radius of 3.5 feet.

D.	Units shall be interlocked with non-corrosive fiberglass pins.

E.	Units shall be interlocked as to provide a minimum 1/4-inch setback per each course of wall height, except provision shall be made to match vertical C.I.P. abutment concrete walls.

F.	Geogrid products shall be high density polyethylene expanded sheet or polyester woven fiber materials, specifically fabricated for use as soil reinforcement.

G.	Geogrid shall be the type described within the manufacturers specifications.

f)	Fiberglass Connecting Pins

A.	Connecting pins shall be 1/2-inch-diameter thermoset isopthalic polyester resin/pultruded fiberglass reinforcement rods.

B.	Pins shall have a minimum flexural strength of 128,000 psi and short beam shear of 6,400 psi.

g)	Excavation

A.	Contractor shall excavate to the lines and grades shown on the construction drawings.  Over-excavation shall not be paid for and replacement with compacted fill and/or wall system components will be required at contractor expense.  Contractor shall be careful not to disturb embankment materials beyond lines shown.

h)	Foundation Soil Preparation

A.	Foundation soil shall be excavated  as required for pad dimensions shown on the construction drawings, or as directed by the Engineer.

B.	Foundation soil shall be examined by the Engineer to assure that the actual foundation soil strength meets or exceeds assumed design strength.  Soils not meeting required strength shall be removed and replaced with acceptable material.

C.	Over-excavated areas shall be filled with approved compacted backfill material.

i)	Base Leveling Pad

A.	Leveling pad materials shall be placed as shown on the construction drawings, upon undisturbed insitu soils.

B.	Material shall be compacted so as to provide a level hard surface on which to place the first course of units.  Compaction shall be to 95% of Standard Proctor.

C.	Leveling pad shall be prepared to insure complete contact of retaining wall unit with base.

D.	Foundation soil shall be proof rolled with a 12-ton minimum vibratory compactor prior to fill and geogrid placement.

j)	Unit Installation

A.	First course of concrete wall units shall be placed on the base leveling pad.  The units shall be checked for level and alignment.  The first course is the most important to insure accurate and acceptable results.

B.	Insure that units are in full contact with base.

C.	Units are placed side by side for full length of wall alignment.  Alignment may be done by means of a string line or offset from base line.

D.	Install fiberglass connecting pins and fill all voids at units with unit fill material.  Tamp fill.

E.	Sweep all excess material from top of units and install next course.  Insure each course is completely unit filled, backfilled, and compacted prior to proceeding to next course.

F.	Lay up each course insuring that pins protrude into adjoining courses above a minimum of one inch.  Two pins are required per unit.  Pull each unit forward, away from the embankment, against pins in the previous course and backfill as the course is completed.  Repeat procedure tot he extent of wall height.

k)	Cap Installation

A.	Place cap units over projecting pins from units below.  Pull forward to set back position.  Backfill and compact to finished grade.

B.	Provide permanent mechanical connection to wall units with construction adhesive or epoxy.  Apply adhesive or epoxy to bottom surface of cap units and install on units below.

l)	Geogrid Installation

A.	The geogrid soil reinforcement shall be laid horizontally on compacted backfill.  Connect to the concrete wall units by hooking geogrid over fiberglass pins.  Pull taut, and anchor before backfill is placed on the geogrid.

B.	Slack in the geogrid at the wall unit connections shall be removed.

C.	Geogrid shall be laid at the proper elevation and orientation as shown on the construction drawings or as directed by the Engineer.

D.	Correct orientation (roll direction) of the geogrid shall be verified by the contractor.

E.	To pretension geogrid, pull pinned geogrid taut to eliminate loose folds.  Stake or secure back edge of geogrid prior to and during backfill and compaction.

F.	Follow manufacturers guidelines relative to overlap requirements of uniaxial and biaxial geogrids.

m)	Fill Placement

A.	Backfill material shall be placed in 8-inch lifts and compacted to 95% of Standard Proctor.

B.	Backfill shall be placed, spread, and compacted in such a manner that minimizes the development of slack or loss of pretension of the geogrid.

C.	Only hand-operated compaction equipment shall be allowed within 3 feet of the back surface of the block units.

D.	Backfill shall be placed from the wall rearward into the embankment to insure that the geogrid remains taut.

E.	Tracked construction equipment shall not be operated directly on the geogrid.  A minimum backfill thickness of 6 inches is required prior to operation of tracked vehicles over the geogrid.  Turning of tracked vehicles should be kept to a minimum to prevent tracks from displacing the fill and damaging the fill and damaging the geogrid.

F.	Rubber-tired equipment may pass over the geogrid reinforcement at slow speeds, less than 10 mph.  Sudden braking and sharp turning shall be avoided.

n)	Color

A.	A tan colored fractured face block is desired for this project.  Submit samples for approval.

511-3.02  MANUFACTURERS REPRESENTATIVE.  The Contractor shall provide a representative of the manufacturer on site during all of the wall erection and embankment placement who is knowledgeable with the process and who will direct the Contractor's operation to insure an acceptable product.  The representative shall submit a resume demonstrating that he has successfully directed the construction of at least 5 similar walls within the last 5 years.  The names and phone numbers of each of the owner's Project Engineers shall be included in the resume.

511-4.01  METHOD OF MEASUREMENT.  Mechanically Stabilized Embankment Retaining Walls will not be measured for payment.

511-5.01  BASIS OF PAYMENT.  Payment for Item 511(1), Mechanically Stabilized Embankment Retaining Walls will be full compensation for all labor, equipment, and materials required to construct the walls including excavation, earthwork within limits shown on the drawings, wall blocks, reinforcing, wall caps, and all miscellaneous components, complete and in place.  Payment will not be made until the wall is completed and accepted.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

511(1)	Mechanically Stabilized	Lump Sum

Embankment Retaining Wall

SECTION 615

STANDARD SIGNS

Special Provisions

615-2.01  MATERIALS.  Add the following to the end of the first sentence of the fifth paragraph:  "and the Alaska Traffic Manual."

615-3.02  SIGN PLACEMENT AND INSTALLATION.  Add the following:

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign.  Installation dates shall be written in the format of month/day/year, using black grease pencil, with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installation.

615-4.01  METHOD OF MEASUREMENT.  Add the following:

No measurement for payment will be made.

615-5.01   BASIS OF PAYMENT.  Add the following:

Signs will not be paid for directly, but will be subsidiary to Item 401(9), Asphalt Concrete, Type III.

(4/27/93)R50

SECTION 618

SEEDING

Delete the entire Section and substitute the following:

Special Provisions

618-1.01 GENERAL

The work under this Section shall consist of preparing the ground, followed by application of seed, fertilizer, lime, (if required) and mulch material at locations shown on the plans or established by the Engineer, and performing maintenance work on the seeded areas during a ninety (90) day plant establishment period (PEP).

618-2.01 MATERIAL

1.	Seed.  Seed shall be delivered to the site in their original unopened containers which shall bear the vendor's guarantee of analysis and shall conform to the requirements of Section 724.

Seed shall conform to one of the following schedules.

Schedule B

Proportion

Name	By Weight

Red Fescue ("Arctared")	25%

Alsike or Dutch White Clover	15%

Annual Ryegrass (Lolium)	20%

Ox-Eye Daisy

(Chrysanthemum Leucanthemum)	7%

Sunflower

(Helianthus Annus)	14%

Baby Blue Eyes

(Nemophila Menzeisii)	14%

Iceland Poppy

(Papaver Nudicaule)	5%

Schedule E

Proportion

Name	By Weight

Kentucky Bluegrass (Nugget)	50%

Red Fescue (Arctared)	30%

Annual Ryegrass (Lolium)	5%

Ox-Eye Daisy (Chrysanthemum Leucanthemum)	15%

Schedule F

Proportion

Name	By Weight

Red Fescue (Arctared)	60%

Kentucky Bluegrass (Nugget)	25%

Manhattan Rye	15%

All schedules shall apply seed at a rate of five lbs. per 1,000 square feet.  To ensure that the proper mixture and rate is obtained, the Engineer must certify mixture and rate.  Seeding area must be certified by the Engineer before installation can begin.  Notify Engineer 24 hours in advance for certification.

2.	Fertilizer.  Fertilizer shall be of standard commercial types supplied separately or in mixtures, and furnished in moisture-proof containers.  Each container shall be marked with the weight and the manufacturer's guaranteed analysis of the contents showing the percentage for each ingredient contained therein.

The proportion of chemical ingredients furnished shall be a mixture such as to provide the total available nitrogen, phosphoric, and potassium as required by the soil analysis or as specified in Table 618-1.

Tolerances of the chemical ingredients shall be plus or minus 2%.

No Cyanamid compounds or hydrated lime will be permitted in mixed fertilizers.

3.	Limestone.  Limestone shall contain not less than 85 percent of calcium and magnesium carbonates.  Agricultural ground limestone suitable for application by a fertilizer spreader shall conform to the following gradation:

Minimum Percent

Sieve Designation	Passing By Weight

No. 10	100

No. 20	90

No. 100	50

Fertilizer and limestone for use in a hydraulic sprayer shall be soluble or ground to a fineness that will permit complete suspension of insoluble particles in water.

618-3.01  SOIL PREPARATION

a.	General

After grading of areas has been completed in conformity with the lines and grades shown on the plans, and before beginning seeding operation, the areas to be seeded shall be cultivated to provide a reasonably firm but friable seedbed.  Cultivation shall be carried to a depth of two inches (2").  On slopes steeper than 3:1, depth of cultivation may be reduced as directed by the Engineer.  All cultivated areas shall be raked or cleared of stones one inch in diameter and larger and all weeds, plant growth, sticks, stumps, and other debris or irregularities which might interfere with the seeding operation, growth of grass, or subsequent maintenance of the grass covered areas.

b.	Fertilizer Application

Fertilizer Application:  Apply fertilizer at a rate required by the soil test supplied by the Contractor and approved by the Engineer, and incorporate into topsoil uniformly to a depth of two inches (2").

c.	Limestone Application

Limestone Application:  Apply dolomitic limestone at rates to bring topsoil pH to 6.5 plus or minus 0.5.  Work limestone into soil to a minimum depth of two (2) inches.  Apply prior to application of fertilizer and seed mix.

618-3.02  SEEDING SEASONS

All seeding shall be performed between May 15 and August 15.  Seeding at other than the specified dates, will only be allowed upon written permission of the Engineer.

Seeding shall not be done during windy conditions or when climatic or ground conditions would hinder placement or proper growth.

618-3.03  APPLICATION METHODS

Apply seed mixture specified under Article 5.2 of this Section at rate required by the Engineer for the specific application.  Seed, fertilizer, ground limestone, and mulch material may be placed by the following methods.

1.	Hydraulic Method

Seeding by hydraulic methods shall consist of furnishing and placing a slurry made of seed, fertilizer, dried peat moss or cellulose wood fiber and water.

The dried peat moss or cellulose wood fiber shall be added to the water slurry in the hydraulic seeder after the proportionate amounts of seed and fertilizer have been added.  The slurry mixture shall then be combined and applied in such a manner that the rate of application will result in an even distribution of all materials.

Hydraulic seeding equipment shall be capable of maintaining a continuous agitation so that a homogeneous mixture can be applied through a spray nozzle.  The pump shall be capable of producing sufficient pressure to maintain a continuous, non-fluctuating spray capable of reaching the extremities of the seeding area with the pump unit located on the roadbed.  Sufficient hose shall be provided to reach areas not practical to seed from the nozzle unit situated on the roadbed.

2.	Dry Methods

Mechanical spreader, seed drills, landscape seeder, cultipacker seeder, fertilizer spreader, or other approved mechanical spreading equipment may be used when seed and fertilizer are to be applied in dry form.

Fertilizer shall be spread separately at the specified rates and then incorporated in one operation to a minimum depth of two inches (2").  Seeded areas shall be compacted within twenty-four hours from the time the seeding is completed, weather and soil conditions permitting, by cultipacker, roller or other equipment satisfactory to the Engineer.  Compacting equipment shall be operated at right angles to the slope.  Compaction shall not be performed when the soil is in such condition that it will be picked up by the equipment nor shall heavy soils be compacted unless directed by the Engineer.

Hand broadcasting may be substituted provided that the rate of application for both seed and nutrient is twice that of dry mechanical methods, and that the end result required is attained.

618-3.04  INSPECTION AND PLANT ESTABLISHMENT PERIOD (PEP)

1.	The PEP shall be for ninety (90) days.  See provision for winter shut-down, below.

2.	Maintenance:  Maintenance during PEP on turf and seed areas:

The PEP is to commence on the day of acceptance of seeding and will continue for a 90-day period.  Work on other bid items may continue during the PEP.  All maintenance requirements including but no limited to watering, fertilization, mowing, clean-up, etc., will be required and enforced.  In the event the 90-day period extends beyond October 1st, a winter suspension of work will be issued, (effective October 1); and the PEP will resume in spring, as directed by the Engineer, (May 15±) and continue until the end of the 90-day period.

The Contractor shall protect seeded areas against traffic by warning signs or barricades, as approved by the Engineer.  Surfaces gullied or otherwise damaged following seeding shall be repaired by regrading, re-seeding, and remulching, as directed by the Engineer and the Contractor shall otherwise maintain seeded areas in a satisfactory condition.

1.	Watering:  Seeded areas shall be watered at such frequency as weather conditions require, to maintain soil moisture below the root zone.  During the germination period for seeded areas (14-21 days), the seed bed shall be moist at all times.  To achieve this goal, it may be required to water seeded areas daily, depending upon weather conditions during the germination period.  Care shall be given to apply water at such a rate so as to not erode or wash away seed.

Generally, three-fourths of an inch (3/4") of water is needed and applied to promote maximum penetration to root zone with minimum run-off.  A periodic check will be made by the Engineer with a "moisture meter" to determine the moisture level in the major root zone, with any deficiencies to be immediately corrected by the Contractor.  Also, daily inspections will be conducted by the Engineer during the germination period following application of seed to verify the application of adequate amounts of water.  Should inspection reveal that an adequate amount of moisture is not being supplied to the seeded areas the Engineer will place the Contractor on notice that immediate applications of water be applied and failure to do so will result in immediate suspension of the 90-day PEP.  No additional compensation will be allowed the Contractor for these applications of water.

If the Contractor continues to fail to apply adequate moisture during the germination period for 5 consecutive days, the Engineer may declare the seeding unacceptable.  The Contractor will be required to re-seed areas that have not been kept moist.  Once adequate water is applied, the Engineer shall reinstate the 90-day PEP beginning the day of proper application of moisture or re-seeding.

2.	Mowing:

a.	General:  Areas seeded with Schedule F seed mix shall be mowed each week or when grass exceeds a height of two and one-half inches (2-1/2") throughout the PEP.  Clippings shall not be caught and removed unless they are unsightly or are lying in large patches which could damage lawn.  Contractor is not to mow areas seeded with Schedule B and E seed mix.

The final mowing of the growing season in fall should be at a height of two and one-half (2-1/2") with the clippings to be caught and removed to prevent disease during snow cover.

b.	Repair:  Repair and replacement of all damaged or dead seeded areas shall occur immediately or upon approval or request of the Engineer, regardless of cause at no additional cost to the Department.  Repairs made to seeded areas damaged by a third party shall be paid for at the Contract unit bid prices.  Unit bid prices shall be in effect for the entire PEP.

c.	Fertilization:  Before seeding operations may begin, six (6) representative soil samples from the proposed topsoil site shall be submitted to an approved testing agency to determine pH and fertilization testing.  The results of these tests shall provide the basis for supplemental fertilization and lime application rates.  All necessary applications shall be completed as per Table 618-1 and as amended by the soil tests.  Contractor may not begin seeding operations until these rates are confirmed by the Engineer.  The results of these tests shall be submitted by May 15 of each year.  The results of these tests shall provide the basis for supplemental fertilizer and lime application rates.  All necessary applications shall be completed as per Table 618-1 and as amended by the soil tests.

Table 618-1

Seed Mixture	pH*	Fertilizer	Application Rate

Schedules E, F	6-7	22-11-11	15 Lbs. per 1,000 sq. ft., initially

Schedules E, F	6-7	22-11-11	Subsequent applic: 7Lb. per

1,000 sq. ft.

Schedule B	6-7	8-32-16	15 Lbs. per 1,000 sq. ft., initially

Schedule B	6-7	8-32-16	Subsequent applic: 7Lb. per

1,000 sq. ft.

* Contractor to incorporate sufficient limestone to topsoil mix to attain required pH.  No more than fifty (50) pounds of dolomitic limestone per 1,000 square feet to be applied at one time.  If more than fifty (50) pounds is required, subsequent applications of no more than fifty (50) pounds up to required amount shall be applied at thirty (30) day intervals.

Follow-up Fertilization:  One application of fertilizer shall be applied at the rate of 7 lbs. per 1,000 square feet, 30 days after application of seed and at 30-day intervals until final acceptance of the seeded areas after the PEP.

d.	Diseases and Pests:  An approved pesticide or insecticide shall be applied as necessary to maintain seeded areas in a healthy and growing condition.

e.	Weed Control:  Areas of healthy vigorous turf should not require weed control.  Throughout the maintenance period the Contractor is to keep all seeded area free of weeds and trash.  In area of infestation, several methods can be used for their irradication and re-establishment of turf which include the following:

1.	Chemical Control

2.	Hand Weeding

f.	Cleanup:  The Contractor shall keep the project site clean and free of excess equipment, materials and rubbish incidental to his work at all times.  Cleanup will be one of the conditions to be met prior to all phases of planting acceptance.

g.	Inspection:  An acceptance inspection for the seeding shall be conducted at completion of the seeding.  Upon completion of the acceptance inspection, the Contractor shall commence the maintenance work of the ninety (90) day PEP.

h.	A final acceptance inspection will be conducted by the Engineer at the conclusion of the PEP.  Conditions governing final acceptance are that a healthy and uniform stand of grass or vegetation be achieved, free of weeds, disease and showing no signs of a chlorotic condition.  If in the opinion of the Engineer there is not a full, healthy, uniform stand of grass or vegetation at the conclusion of the 90-day PEP, maintenance shall continue until such time a healthy, uniform stand of grass or vegetation is established.  The Engineer will be the sole judge of the adequacy of the grass and vegetation.  Any costs incurred by the Contractor for maintenance that occurs beyond the 90-day period shall be borne by the Contractor.

No partial payment will be made to the Contractor for seeding.  Upon acceptance of the work, the Engineer will accept a request for full payment for all work described in Section 618.

618-4.01  METHOD OF MEASUREMENT:

The quantity of seeding to be paid for shall be the number of 1,000-square-foot units, measured to the nearest .1 unit on the ground surface.

When hydraulic seeding methods are used, mixing water in the hydraulic application will not be measured for payment.  The quantity of seeding specified shall include all cultivating, seed, limestone, if required, fertilizer and mulch material of the type specified, completed and accepted.

Maintenance:  The cost for the maintenance work during the ninety (90) day PEP shall be lump sum.  The Contractor will be paid separately for the maintenance on a monthly basis for the time period May 1 through October 1 each year.

618-5.01  BASIS OF PAYMENT

Payment shall be made under:

Pay Item No.	Pay Item	Pay Unit

618(1)	Seeding	1,000 Square Feet

618(2)	Ninety (90) Day	Lump Sum

Plant Establishment Period, (PEP)

SECTION 620

TOPSOIL

Special Provisions

620-2.01 MATERIALS, add the following sentence:

Contractor shall not bring to the site or begin placing topsoil on any part of the work area until the Engineer has given written approval to do so and the proposed topsoil site has been approved of in writing.

620-4.01 METHOD OF MEASUREMENT, delete the first sentence in its entirety and substitute the following:

Topsoil will be measured by the number of 1,000 square-foot units measured to the nearest .1 unit on the ground surface.

620-5.01 BASIS OF PAYMENT, delete the last two words "Square Yard" and substitute the words "1,000 Square Feet".

SECTION 621

PLANTING OF TREES AND SHRUBS

Delete this entire Section, including the title, and substitute the following:

PLANTING OF TREES, SHRUBS AND PERENNIALS

Special Provisions

621-1.01  GENERAL

The Work under this Section consists of providing all operations pertaining to the planting of trees, shrubs and ground cover perennials, and performing maintenance work during the plant establishment periods (PEPs).

All plant materials used shall be true to name and size in conformity with the following standards:

1.	American Standard for Nursery Stock, ANSI 260.1-1986.  (Published by the American Association of Nurserymen, Inc. 230 Southern Building Washington, D.C.  20005).

2.	Sunset New Western Garden Book, Lane Publishing Co., Menlo Park, CA., 1979.

3.	Trees of North America, Thomas S. Elias, Van Nostrand Reinhold Co., New York 1980.

The Term "planting areas" as used in this Specification, shall mean all areas to be planted with trees, shrubs, and/or ground cover perennials.

621-2.01  PLANT MATERIALS

a.	General

The Contractor shall prepare and submit a maintenance schedule to the Engineer 30 days prior to the acceptance inspection.  The Engineer shall review and approve the maintenance schedule.  The Contractor will assume the responsibility of maintenance including watering, fertilizing, spraying, weeding, cultivating, mowing, overseeding, liming, trimming, and repairing and protecting upon completion of planting and during the PEPs.

Maintenance will begin immediately after each item is planted and continue through the PEPs.  The Contractor shall:

1.	Maintain plants in a healthy growing condition by watering, pruning, spraying, weeding and other necessary maintenance operations.

2.	Inspect plants at least once a week and perform maintenance promptly as per the Engineer-approved schedule.

Plant List:  A complete list of plants, including a schedule of quantities, sizes, and other requirements is shown on the plans.  No substitute shall be accepted, except with the written permission of the Engineer.  The Contractor shall submit all substitution requests within 30 days of receiving the Notice-to-Proceed.  Caliper is defined as the diameter of a tree, six (6) inches above the ground line as it is to be planted.

b.	Quality

All plants shall be typical of their species or variety.  All plants shall have normal, well-developed branches and vigorous root systems.  They shall be sound, healthy, vigorous, free from defects, disfiguring knots, abrasions of the bark, sun scald injuries, plant diseases, insect eggs,. borers and all other forms of infection.  With the approval of the Engineer, the Contractor shall have the options of moving selected trees and shrubs from sites located in the Anchorage vicinity employing standard practices used for moving field collected plant materials in lieu of furnishing nursery grown materials.  Field collected plants shall be taken from a subgrade favorable to good root development.  All field collected material shall be well formed, clean, sound stock and free from decay.  Plants which have been held in storage will be rejected if they shown signs of growth or decline during storage.

c.	Size and Grading Standards

Size and grading standards shall conform to those of the American Association of Nurserymen unless otherwise specified.  A plant shall be dimensioned as it stands in its natural position.  Stock furnished shall be a fair average between the minimum and maximum sizes specified.  Large plants which have been cut back to the specified sizes will not be accepted.

d.	Preparation of Plants

1.	In preparing field collected plants for moving, all precautions customary in good trade practice shall be taken.  Workmanship that fails to meet the highest standards will not be accepted.  All plants shall be dug immediately before moving and planted within four hours unless properly healed in using methods approved by the Engineer.  Apply, per manufacturer's recommendations, an anti-desiccant or anti-defoliant spray, to all deciduous plants, one hour prior to digging out of ground and transferring to planting area.

2.	Balled and burlapped plants shall have a solid ball of earth of minimum specified size held in place securely by burlap and stout rope.  Oversize or exceptionally heavy plants are acceptable if the size of the ball or spread of the roots is proportionately increased to the satisfaction of the Engineer.  Broken, loose, or manufactured balls will be rejected.

3.	Delivery:  All plants shall be packed, transported, and handled with utmost care to insure adequate protection against injury and desiccation.  Plants coming from out-of-state certified growers and/or suppliers shall be certified by State and Federal authorities to be free from disease and infestation.  Any inspection certificates required by law to this effect shall accompany each shipment invoiced or order of stock, and on arrival, the certificate shall be filed with the Engineer.

4.	Water:  Water is to be supplied by the Contractor unless other arrangements are made with the Engineer prior to commencement of Work.

5.	Quantities:  Discrepancies between the quantity shown on the plant list and those required by the plans shall not entitle the Contractor to claim any additional compensation nor relieve him of the obligation to complete the Work shown on the plans.

6.	Inspection:  No plant material shall be planted by the Contractor until it is inspected and approved by the Engineer at the site of the project.  The Engineer shall be the sole judge of the quality and acceptability of the materials.  All rejected material shall be immediately removed from the site and replaced with acceptable material at no additional cost.

e.	Planting

1.	Time of Planting:  The Contractor shall start his planting as early as is practical and prudent in the Spring and as approved by the Engineer.  Planting operations shall be conducted under favorable weather conditions during the season which is normal for such work as determined by the accepted practice in the locality of the Project.  No planting shall take place in frozen soil.

2.	Layout:  Planting shall be located where it is shown on the plans except where obstructions overhead or below ground are encountered or where changes have been made in construction.  Prior to the excavation of planting areas of plant pits, the Contractor shall ascertain the location of all utility lines, electric cables, sprinkling systems, and conduits so that proper precautions may be taken not to disturb or damage any subsurface improvements.  Should obstructions be found, the Contractor shall promptly notify the Engineer who will arrange to relocate the plant material.  Necessary adjustments shall be approved by the Engineer.

3.	Setting Plants:  No planting holes shall be dug until the proposed locations have been staked on the ground by the Contractor, and until such locations have been approved by the Engineer.  Each plant shall be planted in an individual hole as specified for trees and shrubs.  All holes shall be dug with angled sides and crowned bottoms, or as otherwise directed.  All plants shall be set to ultimate finished grade, so that they will be left in the same relation to the surrounding grade as they have stood before being moved.

No filling will be permitted around trunks or stems.  All ropes, wire, staves, etc., shall be removed from hole before filling in.  Burlap shall be properly cut and laid back from the top of the ball or removed completely per the details in the plans.  When hole depth is specified, it shall be understood as meaning depth below finish grade.  A layer of topsoil six inches (6") thick shall be applied on the bottom of each hole and then lightly tamped.

4.	Backfilling and Planting Pits and Planting Beds:  Backfill with approved topsoil (See Section 620 Topsoil).  Add peat moss for water retention at the rate of four (4) parts topsoil to one (1) part peat moss.  Planting pits and beds shall be backfilled carefully to fill all voids and to avoid breaking root ball or bruising roots.  Tamp backfill firm to prevent settlement.  When pit is nearly filled, water thoroughly and allow water to soak away.  If settling of the backfill occurs after watering, add more backfill to bring to finish grade.

5.	Trees:  All trees shall be planted in holes at least two (2) feet greater in diameter than their ball of earth or spread of roots.  The depth of the holes shall be at least two feet (2'), and greater as is necessary to accommodate the roots, so that when the tree is placed therein it will not be necessary to raise or lower it to bring it to the proper finished grade.  Handling trees by trunks is expressly forbidden.  Any adjustments of trees shall be by holding of root ball to transport or adjust trees.  Topsoil shall be made firm under the root ball by tamping.  Topsoil shall be backfilled in layers of not over nine inches (9") in depth and each layer watered sufficiently to settle before the next layer is put in place.  Enough topsoil shall be used to bring the surface to finish grade when settled.  A slight "saucer," with a minimum of a six inch (6") lip, shall be formed around each tree to hold additional water.

6.	Shrubs:  All shrubs shall be planted in holes at least one foot (1') greater in diameter than the ball of earth or spread of roots. The depth of the holes shall conform to the details shown on the plans.  In areas of extremely porous soil such as gravel, additional organic soils will be required to be mixed with the existing soil as directed by the Engineer to better retain moisture.  In these areas, the holes will be well watered prior to planting.  After preparation of the hole as specified, the plant shall be planted in the center of the hole.  Roots of bare rooted plants shall not be matted together, but arranged in their natural position with soil worked in among them.  The hole shall be filled with topsoil and settled thoroughly by watering.  Arrangement of shrubs must meet with the approval of the Engineer.  A slight "saucer" shall be formed around each plant to hold additional water.

7.	Perennial Plants:  Excavate a hole sufficient to receive spread of the roots and backfill around plants with topsoil and tamp soil to hold plant in place.

8.	Grass:  Planting of grass shall be as outlined in Section 618 - Seeding.

9.	Fertilizer Application:  At time of planting, apply fertilizer at a rate of 3 ounces per each inch caliper of tree of shrub.  Application rate for perennials shall be 15 lbs. per 1,000 square feet.  Fertilizer for installation shall have a guaranteed analysis of 8-32-16.

10.	Mulching: After planting has been approved by the Engineer, wood chips shall be placed and spread to a 3-inch depth as indicated on the plans.  The wood shall consist of spruce, Douglas fir, pine, or hemlock bark.  It shall be graded to conform to the following:

| Sieve Designation |  | Percent Passing by Weight |
| --- | --- | --- |

| 1-1/2-Inch |  | 95 min. |
| --- | --- | --- |

| 1/4-Inch |  | 55 max. |
| --- | --- | --- |

The wood chip mulch shall not contain resin, tannin, or other compounds in quantities that are detrimental to plant life.

The boundaries of the 3-inch mulch shall be within the designated planting bed areas, tree wells, and as shown on the plans.  Labor and materials for placing wood chips in planting beds and tree wells, shall be considered incidental to the pay item for the plants and no separate payment shall be made.

11.	Watering:  Thoroughly water each plant immediately following planting.  Under no condition shall plants not be watered in the same day as planting.  Contractor shall follow the approved watering schedule and watering procedure throughout the duration of the planting and the PEP phases of Contract and will assume full responsibility for plant failure as a direct result of not following the watering schedule.

12.	Pruning and Repair:  All plants shall be neatly pruned and/or clipped to remove dead or diseased limbs in a manner that preserves the natural character of the plants, and to the satisfaction of the Engineer.  No plants shall be pruned or clipped prior to delivery except with the permission of the Engineer.  Broken or badly bruised branches shall be removed with a clean cut.  All pruning shall be done with sharp tools in accordance with standard nursery practice.  Pruning cuts one inch (1") in diameter or larger shall be painted over with approved pruning paint.  All accidental damage to trees and shrubs occurring during the course of planting operations, which isn't so great as to necessitate removal of a branch or replacement of a plant, shall promptly be treated as required in accordance with recognized horticultural practices and the instructions of the Engineer.

13.	Staking

a.	Deciduous Trees:  All deciduous trees to 12' height shall be guyed with two (2) 2 x 2 inch stakes eight (8') feet long, pointed for driving, and treated with an approved wood preservative.  If tree is over twelve (12') foot, use three (3) stakes.  Secure trees to stakes with approved wire.  Wire to be covered with one-half inch (1/2") diameter garden hose at the trunk.

b.	Evergreen Trees:  Evergreen trees shall be guyed with a minimum of three equally spaced wire guys anchored with 2" x 2" x 18" stakes, treated with an approved wood preservative.  Stakes to be located approximately at line of branch spread.  Cover wire with hose at the trunk with garden hose at least 1/2 inch in diameter.

14.	Weed Barrier:  All planting beds, including perennial beds, as shown on the plans, shall receive a weed barrier beneath the 3" wood chip mulch.

Table 621-1

WEED BARRIER

| Geotextile Property |  | Test Method (ASTM) |  | Test Value |
| --- | --- | --- | --- | --- |

| Grab Tensile Strength, lbs., min. |  | D-4632 |  | 70 |
| --- | --- | --- | --- | --- |

| Grab Elongation, (at 35 lbs. tensile strength) percent, max. |  | D-4632 |  | <50 |
| --- | --- | --- | --- | --- |

| Bursting Strength, psi., min. |  | D-3786 |  | 115 |
| --- | --- | --- | --- | --- |

| Water Permittivity 1/sec., min. |  | D-4491 |  | 0.04 |
| --- | --- | --- | --- | --- |

| Apparent Opening Size, mm., max. |  | D-4751 |  | 0.30 |
| --- | --- | --- | --- | --- |

| Ultraviolet Degradation at 500 hour exposure, % strength retained |  | D-4355 |  | 70 |
| --- | --- | --- | --- | --- |

| Geotextile Acceptance, pass or fail |  | D-4759 |  | Pass |
| --- | --- | --- | --- | --- |

Notes:

1.	Geotextile Property Values = Minimum average roll values at a 95% confidence level in the weaker principal direction.

2.	0.30 mm. = US Standard Sieve Size 50.

Seams shall be overlapped 12-inches and cut for plants.  Submit a 12" x 12" sample to Engineer for approval before installation.

Labor and materials for placing weed barrier in planting bed areas and tree wells shall be considered incidental to the pay item for planting and no separate payment shall be made.

15.	Edging:  Where planting beds are contiguous and abut seeded area, designated edging shall be installed per manufacturer's recommendation.  A 1/8" x 4" Black-Anodized Aluminum Edging available from "Curv-Rite," "Permaloc," or "Precision Extrusions," or approved equal shall be used.  Contractor shall submit manufacturer's compliance affidavit before installing.

Labor and materials for installing edging shall be considered incidental to the pay item for planting and no separate payment shall be made.

f.	Inspection and Guarantee

The Contractor shall be responsible for resetting of any plants to an upright position or to proper grade, and for the removal and replacement of any dead plant material.

An acceptance inspection for the planting phase shall be conducted at the completion of all planting.  Upon completion of the acceptance inspection, the Contractor shall commence the PEP.

g.	Maintenance during the PEP:

1)	Two-Year Landscape PEP - The area within University Park and the area south of Tudor Road.

2)	Ninety (90) Day Landscape PEP - The area within the Tudor Centre Development to be concurrent with the PEP for seeded areas within Tudor Centre.

1.	Description:  Furnish all labor, materials, equipment, supervision, traffic control, transportation and secure all necessary permits and licenses required to maintain the installed landscape in an attractive, healthy and growing condition for ninety (90) days or two (2) years.  The Contractor shall supply a maintenance schedule approved by the Engineer, thirty (30) days prior to the acceptance inspection when all landscape items have been installed and approved.

a.	Work Force:  The Contractor shall have on his staff, supervisory personnel experienced in landscape maintenance, preferably with an education in Ornamental Horticulture.  The Work Force is to be experienced and familiar with maintaining plant materials in sub-Arctic conditions.

b.	Materials:  All materials used shall conform to bid specifications.  In the event a "restricted use" (dangerous) chemical is to be applied, appropriate permits and certification must be obtained by the Contractor from the State of Alaska, Department of Environmental Conservation.  Proof of certification shall be transmitted to the Engineer prior to application of the above chemicals.

c.	Replacement of Damaged Improvements:  The Contractor shall repair and replace dead or damaged improvements within 14 days after receiving written notice to so do by the Engineer.  No additional cost to the Department will be incurred unless the dead or damaged improvements were caused by a third party.  If the dead or damaged improvements were caused by a third party, the replacement shall be accomplished at the unit prices shown in the Bid Proposal.  These prices shall remain in effect during the entire PEP.

2.	Maintenance:  Trees and Shrubs

a.	Watering:  A proposed watering schedule shall be submitted to the Engineer thirty (30) days prior to final acceptance of plant materials.  The Contractor shall deep water all trees and shrubs providing water penetration throughout the root zone to depth of planting pits.  Deep water shall be done at the following schedule:

1.	Deep water all trees and shrubs at least twice a week during the first 45 days of the PEP.  If these 45 days extend past September 31, the deep watering is to cease on that date and resume on May 1.

2.	Trees and shrubs shall then be deep watered at least once a week through the end of the PEP.

3.	Watering is not required between October 15 to May 1st during two-year PEP.

4.	If at any time during the two-year PEP weather conditions (such as extended period with no rain or continuous drying winds) cause plant root zone to dry out, the Engineer may direct the Contractor to deep water all trees and shrubs.  This supplemental watering is to be done immediately and at no additional cost to the Department.

5.	Water applications shall be applied at a rate that will provide moisture penetration throughout the entire root ball with a minimum of run-off.

6.	In addition, Contractor to deep water all evergreen plants just prior to freeze-up in order to minimize over-wintering desiccation.

b.	Pruning:  Trees and shrubs shall be pruned to select and develop permanent scaffold branched that are smaller in diameter than the trunk or branch to which they are attached; which have radial orientation so as to not overlay one another; to reduce toppling and wind damage by thinning out crowns; to maintain a natural appearance, or intended shape, and to balance the crown with the roots.  Under no circumstances will stripping of lower branches ("raising up") of young trees be permitted.  Lower branched shall be retained in a "tipped back" of pinched condition with as much foliage as possible to promote caliper trunk growth.  The primary pruning of deciduous trees is to be done during the dormant season.  Damaged trees or those that constitute health or safety hazards shall be pruned at any time of the year as required.  All cuts one inch (1") or greater in size shall be painted over with approved pruning paint.

c.	Staking and Guying:  Stakes and guys are to be inspected and adjusted at least four times per year to prevent girdling of trunks or branches, and to prevent rubbing that causes bark wounds.  Tree stakes damaged or missing, regardless of the cause, shall be immediately replaced by the Contractor at no costs to the Department.

d.	Plant Repair and Clean-Up:  Plant repair shall occur after plant materials have been damaged, such as broken branches from ice, snow, wind, and equipment.  Repair shall include pruning, treating wounds and guying and staking as necessary.

e.	Fertilization:  Representative soil tests from the project site shall be taken by the Contractor and submitted to a soils testing lab no later than May 15 of each year.  The results of these tests shall be provided to the Engineer and will be the basis for establishing required maintenance fertilizer and lime application rates.  All necessary applications shall be completed prior to June 15 of the same year by the Contractor.

1.	Trees:  Trees shall be fertilized in Spring of each year.  Fertilizer shall be placed by drilling holes in the ground from the drip-line of the tree to the trunk and placing the fertilizer in the holes.  The application shall be as per Table 621-2.

2.	Shrubs and Ground cover:  Shrubs shall be fertilized in spring and in early summer.  A complete fertilizer shall be broadcast at the minimum rates specified in Table 621-2.  Leaves of the plants should be dry at the time of application, with the fertilizer to be thoroughly watered into the ground to allow its penetration.

TABLE 621-2

Maintenance Fertilizer Schedule

Plant Type	Fertilizer	Application Rate

Deciduous Trees	8-32-16	1 lb. for each 1" caliper

before June 1

Evergreen Trees	16-16-16	1/4 lb. for each 3" caliper

before June 1

Plant Type	Fertilizer	Application Rate

Shrubs and Ground Cover	8-32-16	15 lb. per 1,000 sq. ft.

before June 1 and August 1

f.	Diseases and Pests:  A State of Alaska approved pesticide or insecticide shall be applied as necessary to maintain plant materials in a healthy and growing condition and prevent moose damage.  The Contractor shall apply for and receive a "permit to apply pesticide" from the State of Alaska, Department of Environmental Conservation.  Copy of the permit shall be supplied to the Engineer.

g.	Other Tree and Shrub Maintenance Requirements:

1.	To protect coniferous trees during the winter from excessive desiccation apply, by spraying an anti-desiccant or anti-defoliant in the fall of each year of the maintenance period.  Complete coverage of all foliage is required.

h.	Contractor to maintain areas in a weed-free condition.  Weed removal shall be a routine maintenance activity.

h.	Cleanup

The Contractor shall keep the project site clean and free of excess equipment, materials and rubbish incidental to his work at all times.  Cleanup will be one of the conditions to be met prior to all phases of planting acceptance.

621-3.01  METHOD OF MEASUREMENT:

Plants:  The quantity of plants to be paid for shall be by lump sum for trees and lump sum for shrubs and perennials, in the ground and planted per specifications.

Maintenance Periods:  The cost for the ninety (90) day and two-year (2) PEPs shall be lump sum.  The Contractor will be paid separately for the maintenance on a monthly basis for the time period May 1 through October 1 of each year.

621-4.01  BASIS OF PAYMENT:

Retention of Payment for plant materials:  An amount equal to 10% of the bid amount for Planting Trees and for Planting Shrubs and Perennials shall be withheld for a period of ninety (90) days after the acceptance inspection.

Payment shall be made under:

Pay Item No.	Pay Item	Pay Unit

621(1)	Planting Trees	Lump Sum

621(2)	Planting Shrubs and Perennials	Lump Sum

621(3)	Ninety (90) Day Plant Establishment Period (PEP)	Lump Sum

621(4)	Two (2) Year Plant Establishment Period (PEP)	Lump Sum

SECTION 635

INSULATION BOARD

Special Provisions

635-1.01  DESCRIPTION.  Add the following:  Insulation will be placed between a storm drain and a sanitary sewer or waterline when the separation is less than 3-feet. This work will also consist of placing a sand blanket bedding under and over the horizontal insulation boards.

635-2.01  MATERIALS.  Add the following:  The insulation board shall be rigid, homogeneous, and essentially unicellular, and shall conform to the following:

| PROPERTY |  | STANDARD |  | VALUE |
| --- | --- | --- | --- | --- |

| Compression Strength, Min., @ Yield, or 5% Compression |  | AASHTO M 230 |  | 35 psi |
| --- | --- | --- | --- | --- |

| Water Absorption Max. % by Volume |  | AASHTO M 230 |  | 0.25% |
| --- | --- | --- | --- | --- |

| Thermal Resistance R-value @ 75F F-sf-Hr/BTU |  | ASTM C-177 |  | 17 |
| --- | --- | --- | --- | --- |

Sand blanket material shall contain no muck, frozen material, roots, sod, or other deleterious material.  It shall have a plastic index not greater than 6 as determined by AASHTO T-898 and T-90.  Grading, as determined by Alaska T-7 will be as follows:

| Sieve Designation |  | Percent Passing by Weight |
| --- | --- | --- |

| 3/8-Inch |  | 100 |
| --- | --- | --- |

| No. 4 |  | 95-100 |
| --- | --- | --- |

| No. 200 |  | 0-6 |
| --- | --- | --- |

635-3.01   CONSTRUCTION REQUIREMENTS.  Delete the second paragraph and substitute the following:  The horizontal insulation board shall be laid on a sand leveling course, and covered with sand blanket materials, spread and compacted to a depth of 4-inches prior to the placing of subsequent lifts.  Spreading and compacting equipment shall be approved by the Engineer.

635-4.01   METHOD OF MEASUREMENT.  Delete and add the following:  Insulation board will be measured in final position by the thousand board feet (MBM), including transitions, regardless of thickness, complete and accepted.

Sand blanket and leveling course will not be measured for payment.

635-5.01  BASIS OF PAYMENT.  Add the following:  Sand blanket and leveling course will not be paid for separately, but will be subsidiary to Item 635(2) Insulation Board.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

635(2)	Insulation Board	MBM

(10/1/91)R57

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  METHOD OF MEASUREMENT.  Delete item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)

640-3.01  BASIS OF PAYMENT.  Add the following:  Preparation of the two week work plans in accordance with Section 108, will not be paid for directly, but will be subsidiary to Item 640(1) Mobilization and Demobilization.

SECTION 641

TEMPORARY EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  DESCRIPTION.  Delete the last sentence of the first paragraph.

Add the following: This work shall include preparation of a Temporary Erosion and Pollution Control Plan.  The Contractor shall conduct construction activities in accordance with the approved Temporary Erosion and Pollution Control Plan.

641-1.02  PRECONSTRUCTION CONFERENCE.  Delete this subsection in its entirety and substitute the following:

641-1.02  TEMPORARY EROSION AND POLLUTION CONTROL PLAN.  At the preconstruction conference, the Contractor shall submit for acceptance a Temporary Erosion and Pollution Control Plan consisting of the following:

1.	Methods for clearing and grubbing.

2.	Plan for installation of temporary erosion and sediment control measures, in accordance with the Department's Storm Water Manual, including, but not limited to the following activities:

a.	Excavation and embankment construction.

b.	Construction of temporary and permanent drainage features.

c.	Construction in and around waterbodies and wetlands.

d.	Haul roads and material sites.

3.	Disposal of waste material.

4.	Containment, cleanup, and disposal of such substances as well as the methods to be utilized for disposing of petroleum products or other hazardous substances generated by construction equipment or activities.  The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.

641-2.01 CONSTRUCTION REQUIREMENTS.  Add the following:  The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

(4/14/93)R59D

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  DESCRIPTION.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions as Appendix B.

Topography surveys previously performed for this project are not current due to ongoing site grading and affected quantities are approximate only.

642-3.01 CONSTRUCTION REQUIREMENTS.  Add the following:

12.	The Contractor's survey crews shall comply with approved traffic control plans.  Crews shall coordinate their activities with the project's Traffic Control Worksite Supervisor.

(10/1/91)R60

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  TRAFFIC CONTROL PLAN.  Add the following to the third paragraph:  All TCPs submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Safety Supervisor.

643-1.03  WORKSITE TRAFFIC SUPERVISOR.  Delete the second sentence of the first paragraph and substitute the following:  The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Lines Specialist by the International Municipal Signal Association (IMSA), or,

3.	Be currently certified as a Worksite Traffic Technician by ATSSA.

If the individual is certified under Items 2 or 3 above, the Contractor shall submit documentation that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work.  The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system.  Having persons that actually perform the labor under one's control would satisfy this requirement.

643-1.04 CONSTRUCTION PHASING PLAN.  Revise the first sentence to read as follows:  A Construction Phasing Plan shall be submitted at least five working days prior to the preconstruction conference for approval by the Engineer and shall consist of the following:  (5/7/91)S57

643-2.01  MATERIALS.  Add the following:

12.	Portable Changeable Message Board Signs.  Portable changeable message board signs shall be truck or trailer mounted with a self-contained power supply for the sign and shall have the following features:

a.	Message sign panel size of 5 ft - 8 in by 7 ft - 5 in, minimum, with a capacity for a three line message.

b.	Eight character display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least 7 feet above the pavement to the bottom of the message sign panel.

k.	The capacity to operate with a battery pack for 2 hours under full load.

643-3.02  ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  Add the following to the first paragraph:  The maximum spacing between channelizing devices in a taper should be approximately equal in feet to the posted speed limit.

643-3.03  PUBLIC NOTICE.  Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  The advertisements shall be published in the Anchorage Daily News.

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a 24-hour "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly canceled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order is not required for newspaper advertisements, the Notice to Proceed shall constitute the notice required to initiate newspaper advertisements.  (12/8/92)R167

643-3.04  TRAFFIC CONTROL DEVICES.  Under Item 1., Embankments, change the reference from "Annual Average Daily Traffic (AADT)" to read "Average Daily Traffic (ADT)".

Under item 5., Flagging, add the following after the first sentence of the first paragraph:  Each flagger shall be illuminated from the front to a level of light intensity not less than one foot candle during hours of darkness.

Under item 5., Flagging, add the following:  Flaggers shall wear reflective clothing with markings on arms, legs and head.

643-3.06  TRAFFIC PRICE ADJUSTMENT.  Add the following:  A change order is not required for traffic price adjustment, the Notice to Proceed shall constitute the notice required to initiate traffic price adjustment.  (12/8/92)R168

643-3.08  CONSTRUCTION SEQUENCING.  Delete this subsection in its entirety and substitute the following:  Throughout the duration of the project, the existing roadway configuration or the roadway configuration shown on the construction sequencing plans shall be maintained except for allowable restrictions to traffic described below.  A restriction to traffic shall be considered any condition of the roadway surface or any work operation or traffic control setup that reduces the number of lanes, stops traffic, or causes the 85th percentile speed to fall more than 10 mph below the posted speed limit.  An approved Traffic Control Plan is required before any restriction to traffic is implemented.  No restrictions to traffic will be allowed during the following times:

1.	Monday through Friday from 6:00 AM to 9:00 AM and 4:00 PM to 7:00 PM.

2.	Friday, July 2nd, from 8:00 PM to Monday, July 5th at 6:00 AM.

Single lane closures will be allowed during non-peak hours.

Complete closures of Tudor Road and Bragaw Street will be allowed for installation of abutments and girders.  This closure shall be limited to 24 hours and shall be done between the hours of 8:00 PM on Friday and 6:00 AM on Monday.

Traffic control devices will be required if an excavation or fill area, as described in Subsection 643-3.04(1), exists within 8 feet from the edge of a traveled way.

643-4.01  METHOD OF MEASUREMENT.  Add the following to item 1.:  Newspaper advertisements will not be included in measurement for Traffic Maintenance.

Delete the last sentence of the first paragraph under item 3. and replace with the following:  The quantity to be paid for Item 643(21), Road Closure, shall be the day that the setup is installed, accepted and maintained in place during the life of this contract.  Item 643(34), Lane Closure, shall be measured for each setup that is installed, accepted and maintained in place during the life of this contract.

Add the following:  Newspaper advertisements will not be measured for payment.

Providing a "hot-line road report" telephone with pre-recorded message will not be measured for payment but will be subsidiary to Item 643(1), Traffic Maintenance.

643-5.01  BASIS OF PAYMENT.  Add the following:  Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent.  Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

643(29)	Newspaper Advertisements	Contingent Sum

643(34)	Lane Closure	Each

SECTION 644

CONTAMINATED MATERIAL TESTING

Add the following:

644-2.09  CONTAMINATED MATERIAL TESTING.  Add the following subsection:  In accordance with subsection 203-3.07, Contaminated Material Testing, the Contractor shall retain a hazardous waste professional to conduct the following field tests:

1.	Organic Vapor Analyzer (OVA) Analysis

2.	Visual Analysis (Petroleum Odor)

644-3.01  METHOD OF MEASUREMENT.  Add the following:  Contaminated material testing will be reimbursed based on paid receipts for the authorized tests.

644-4.01  BASIS OF PAYMENT.  Add the following:  Payment for contaminated material testing will be made on the receipts for authorized samples plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to have tests performed.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

644(8)	Contaminated Material Testing	Contingent Sum

SECTION 660

SIGNALS AND LIGHTING

Modification to Title:  Following the words "Signals and Lighting" add the words:  and Electrical and All Utilities Coordination and Construction".

Special Provisions

660-1.01  DESCRIPTION.  At the end of the first paragraph, add the following:  This work shall also include furnishing and installing casings for electrical and telephone facilities, painting of existing utility access facilities per the Plans, and coordinating with all utility companies and AKDOTPF per Sections 105, 107 and 108.

Following is a more specific listing of the utilities work to be conducted under this section:

1.	Contact Locate Call Center and request locates prior to commencing any excavation work in the area.

2.	Install 24" casings per Sheet 7 of the plans for telephone and electric lines and coordinate with ML&P and ATU regarding their surveying and installation work.

3.	Shorten existing signal pole at the northeast corner of Tudor and Bragaw per Sheet 7 of the Plans and to clearance requirements of CEA for their guy wire.  See Appendix A.  Leave the signal light on the pole which remains.  Deliver the removed portion, including the street light to the AKDOTPF maintenance yard.  Install new highway lighting electrolier and junction box to CEA clearance requirements and AKDOTPF standard drawings and specifications.  Coordinate with AKDOTPF and CEA.

4.	Remove all rust, and repaint the AWWU vault top, bollards, chain, and meter posts at the northeast corner of Tudor and Bragaw as shown on Sheet 7 of the Plans and these specifications for painting.  Replace any chain which may be missing.

5.	Coordinate with Enstar regarding their work at the north abutment of the bridge, per Sheet 7 of the Plans.

6.	Coordinate with all utility companies at weekly job site meetings as required under Section 108 of these specifications.

Refer also to Sections 105, 107, 108, and 708 of these specifications.

660-7.01  BASIS OF PAYMENT.  Delete the first sentence in its entirety and substitute the following sentence:  The lump sum price to be paid for installation of casings for electrical and telephone facilities, shortening of the existing signal pole, installation of new Highway Lighting Electrolier and Junction Box, painting of existing AWWU Utility Access facilities, and coordination with utility companies and AKDOTPF per Sections 105, 107 and 108, shall include full compensation for furnishing all labor, materials, tools, equipment, and incidentals, and for doing all the work involved in furnishing and installing, modifying, removing the elements shown on the plans and as specified in these specifications and the Special Provisions, and as directed, including any necessary excavation and backfill, concrete foundations, restoring sidewalks, pavement and appurtenances damaged or destroyed during construction, salvaging and delivering signal pole and other related materials to AKDOTPF maintenance per the plans, and making all required tests.

Add the following words at the end of the Section:

660 (11)	Signals and Lighting and Electrical	Lump Sum

and all Utilities Coordination and Construction

Add the following section:

SECTION 671

TRAIL-SIDE FACILITIES

Special Provisions

671-1.01  GENERAL REQUIREMENTS:

The work under this section consists of furnishing all labor, materials, equipment and other work deemed necessary and incidental to the installation of all benches, trash cans, bike racks, bollards, boulders and flagstone paving, as shown on the contract drawings.

Materials delivered to the site shall be carefully placed off the ground, in such manner as to insure proper drainage, ventilation and protection from weather.  Sufficient support and stacking methods shall be provided as to prevent warping and set.  The Contractor shall assume the risk of damage to all materials until installation and acceptance.

671-2.01  MATERIALS, INSTALLATION:

a.	Bus Stop Benches:

All bus stop benches shall be six (6) feet in length as noted and detailed on the landscape plans and conform to the specifications.  Bench metal shall be finished in green color to match the bridge.  Contractor shall submit color sample for approval.  Install in footings as shown on the plans.

Benches shall be:

a)	Timberform 2141-6, or

b)	Landscape Forms TL 3005-BS-PA-E, redwood, armrests, or

c)	Victor Stanley UB816 imbed, redwood, armrests, or a product of equal quality to be approved by the landscape architect.

b.	Handicap Timber Bench and Timber Benches:

All timber benches shall be either six (6) or eight (8) feet in length as noted and installed in footings as shown on the plans.

Timbers shall be Hem-Fir.  Legs shall be incised, pressure treated, rough sawn timbers to dimensions on the plans, and pressure treated per Section 714.  Seat timbers shall be rough sawn and hand finished on tops and sides, untreated, chamfered and then sanded smooth.

Finish all wood with one (1) coat Stain Primer, or equal, and two (2) coats of paint in a color to match Municipality of Anchorage's Park and Recreation Maintenance Division's standard dark brown paint..

Sand and finish metal brackets with two (2) coats rust-inhibiting flat black enamel.

c.	Trash Receptacles:

Trash receptacles, as shown on the contract drawing, shall be a surface mounted unit permanently anchored to concrete footings as shown in the plans.  Metal tops shall be finished in green to match bridge.  Contractor to submit color sample for approval.

Trash receptacles shall be:

a)	Timberform 2148 DT, or

b)	Landscape Forms CC5001-24-41 redwood, or

c)	Victor Stanley RSC-4 with lid, redwood, or a product of equal quality to be approved by the landscape architect.

d.	Bike Racks:

All bike racks shall be finished in bright red and installed in footings as shown on the plans.  Contractor shall submit color sample for approval.

e.	Bollards:

1.	Removable Bollards shall be of  hot dipped galvanized steel to dimensions shown on the plans and mounted on concrete footings.  Prime with one (1) coat of a metal guard/primer paint, and two (2) coats metal finishing paint in a color to match Municipality of Anchorage Park and Recreation Division's standard dark brown paint, prior to applying reflector and reflecting tape.  Contractor to submit color sample for approval.  Provide one (1) padlock and two (2) keys per bollard.

2.	Stationary Bollards shall be incised and pressure-treated per Section 714, rough sawn Hem-Fir wood as shown on the plans.  Chamfer and rout prior to finishing.  Finish  with one (1) coat Stain Primer, and two (2) coats wood finishing paint in a color to match Municipality of Anchorage Park and Recreation Division's standard dark brown paint, prior to applying reflector and reflecting tape.  Contractor to submit color sample for approval.

f.	Flagstone Paving:

Flagstone Paving shall consist of variously shaped stones, according to the following types and sizes, secured to concrete base with epoxy in conformance to the details in the plans:

Proportion in

Name and Color of Stone	Each Seating Area	Size	Thickness

Hope Stone - dark grey	50%	12"x12" Min.	1/2" min. - 1-1/2" max.

Utah Gold Mica Slate - gold-grey	25%	Same	Same

Silver Mica Slate - silver-grey	25%	Same	Same

Pour concrete base over gravel subbase as shown in the details on the plans with a coarse broom finish.  Space the stones approximately 1'7" on center over the concrete, mixing the colors and sizes.  Secure the stones to the concrete with epoxy so that the tops of adjacent stones are close to level with each other.  Apply tack coat where asphalt is to be placed between stones, see plans.  Finish area between stones with either asphalt paving, or masonry mortar grout to be level with the tops of the stones.  Clean tops of all stones so that they are free of asphalt and mortar residues and so that the colors of the stones are clearly visible.

Stone is available at local Anchorage sand and gravel vendors.

g.	Boulders:

Natural boulders shall be installed in informal groupings to the quantities, general sizes, heights and locations shown on the plans.  Minimum size for installation shall be 12"x12"x12".  "Plant" each boulder so that a minimum of one-third (1/3) of the height is anchored below the finished grade around it.

671-3.01  METHOD OF MEASUREMENT:

Trail-side facilities shall be measured per complete unit, in place, and installed at  the locations shown on the drawings.

671-4.01  BASIS OF PAYMENT:

Payment shall be made under:

Pay Item No.	Pay Item	Pay Unit

671(1)	Bollards	Lump Sum

671(2)	Timber Benches	Lump Sum

671(3)	Flagstone Paving	Lump Sum

671(4)	Bus Stop Benches	Lump Sum

671(5)	Trash Receptacles	Lump Sum

671(6)	Bike Racks	Lump Sum

671(7)	Boulders	Lump Sum

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  FINE AGGREGATE FOR CONCRETE.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

703-2.02  COARSE AGGREGATE FOR CONCRETE.  In the first sentence, insert ", class B," after "AASHTO M 80".

(5/12/89)M24

703-2.03  AGGREGATE FOR BASE.  Add the following to the list under the first paragraph:

Plastic Index      AASHTO T 90      6 max.

(5/7/91)M45

Special Provisions

703-2.03  AGGREGATE FOR BASE.  Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation |  | Grading D-1 |
| --- | --- | --- |

| 1 inch |  | 100 |
| --- | --- | --- |

| 3/4 inch |  | 70-100 |
| --- | --- | --- |

| 3/8 inch |  | 50-79 |
| --- | --- | --- |

| No. 4 |  | 35-58 |
| --- | --- | --- |

| No. 8 |  | 20-47 |
| --- | --- | --- |

| No. 30 |  | 10-26 |
| --- | --- | --- |

| No. 50 |  | 6-19 |
| --- | --- | --- |

| No. 200 |  | 0-6 |
| --- | --- | --- |

(10/1/91)R117

Standard Modifications

703-2.04  AGGREGATE FOR PLANT MIX ASPHALT PAVEMENT.  Replace this subsection with the following:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  All material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

Percent of Wear	AASHTO T 96	45 max.

Degradation Value	ATM T-13	30 min.

Percent Sodium Sulfate loss	AASHTO T 104	9 max. (5 cycles)

Percent Fracture	ATM T-4	80 min. single face

Thin-Elongated Pieces	ATM T-9	8 % max.

Fine Aggregate.  Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Test.

Blended Aggregate.  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  The fraction actually retained between any two consecutive sieves larger than the No. 100 shall be not less than 2 percent of the total.  Aggregate gradations shall be determined by ATM T-7.  The size of extracted samples for gradation shall be in conformance with AASHTO T 164.

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| Sieve Designation |  | Gradation Designation |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |

|  |  | Type I |  | Type II |  | Type III |
| --- | --- | --- | --- | --- | --- | --- |

| 1 inch |  | 100 |  | - |  | - |
| --- | --- | --- | --- | --- | --- | --- |

| 3/4 inch |  | 75-90 |  | 100 |  | - |
| --- | --- | --- | --- | --- | --- | --- |

| 1/2 inch |  | 60-86 |  | 75-90 |  | 100 |
| --- | --- | --- | --- | --- | --- | --- |

| 3/8 inch |  | 50-78 |  | 60-88 |  | 75-90 |
| --- | --- | --- | --- | --- | --- | --- |

| No. 4 |  | 34-62 |  | 44-72 |  | 50-78 |
| --- | --- | --- | --- | --- | --- | --- |

| No. 8 |  | 24-52 |  | 30-58 |  | 32-60 |
| --- | --- | --- | --- | --- | --- | --- |

| No. 16 |  | 16-42 |  | 20-44 |  | 20-45 |
| --- | --- | --- | --- | --- | --- | --- |

| No. 30 |  | 10-32 |  | 12-34 |  | 12-34 |
| --- | --- | --- | --- | --- | --- | --- |

| No. 50 |  | 8-24 |  | 8-24 |  | 8-24 |
| --- | --- | --- | --- | --- | --- | --- |

| No. 100 |  | 5-16 |  | 5-16 |  | 4-15 |
| --- | --- | --- | --- | --- | --- | --- |

| No. 200 |  | 3-8 |  | 3-8 |  | 3-8 |
| --- | --- | --- | --- | --- | --- | --- |

(7/16/93)M62

703-2.07  SELECTED MATERIAL.  Add the following to item 1., Selected Material, Type A:  It shall have 30 to 55 percent maximum by weight of particles passing the No. 4 sieve.

SECTION 708

PAINTS

Special Provisions

Delete Section 708 in its entirety and substitute the following:

708-2.01  PAINT FOR STEEL STRUCTURES, PEDESTRIAN RAILING AND TUDOR UTILITY ACCESS.

a)	General Requirements.  Paint is primarily intended as a color coat over new galvanized or metallized surfaces.  These surfaces shall be solvent washed at least twice or otherwise prepared according to the paint manufacturer's specifications.

b)	Paint System.  The paint system for this project shall be in two 3 mil DFT layers consisting of a first coat and top coat either tan or green in color as shown on the plans.  Paint colors shall be submitted for approval.  The vault, pipes, bollards and utility facilities at the corner of Tudor and Bragaw shall also be painted.

The first coat shall be a single-component, moisture-curing urethane based on Micaeous iron oxide with the following characteristics:

	Solids by volume:  52.0 ± 1.0%

	Wt/Gal:  13 pounds

	VOC:  less than 3.5 Lbs/Gal

	Coverage at 3.0 mils DFT:  277 S.F./Gal

	Recoatability:  after 4 hours and before 48 hours

	Chemical Resistance:  pH 2-12

	Temperature Resistance:  325F dry continuous

	Flash Point:  Above 83F

	Shelf Life:  6 months

The second coat shall be a single-component, moisture-curing aliphate urethane, enhanced chemical-resistant colored top coat with best possible resistance to UV, abrasion, and weathering with the following characteristics:

	Solids by volume:  53-63%

	Wt/Gal:  11-14 pounds

	VOC:  less than 3.5 Lbs/Gal

	Coverage at 3.0 mils DFT:  283-336 S.F./Gal

	Recoatability:  after 6 hours

	Temperature Resistance:  285F continuous

	Flash Point:  Above 90F

	Shelf Life:  6 months

	Gloss:  low to medium

c)	Coating systems must be applied strictly according to the manufacturer's recommendations and correct application must be warranted by the paint manufacturer.

d)	Bridge Deck Grit Surface.  Neatly within the deck limits shown on the drawings, a special three-layer coating system will be used to provide bond for A.C. paving.  This system will involve blast cleaning of steel plate followed by application of two coats of urethane and aggregate.  Primer and top coat shall be applied according to the Manufacturer's recommendations and warranted by the manufacturer.

A.	Aggregate shall be +1/8" to -3/8" in size, clean, hard, durable, concrete aggregate, washed, and dried before application.

B.	Blast clean shall conform to SPCC SP10 with a minimum surface profile of 2 mils.

C.	Primer shall be applied to 1.5 min.-DFT.

D.	The second coat shall be applied to at least 40 mils wet film thickness and immediately broadcast covered completely with aggregate.  After setting loose aggregate shall be removed.

1.	Primer shall be a two-component coating combining corrosion inhibiting pigments with a cross-linking polymer resin to form a highly stable polymer-pigment matrix.  The primer shall create a physical and chemical bond between the substrate and polyurethane elastomer top coat.  Properties shall include:

	Mixing Ratio:  Four parts A to one part B by volume

	Pot Life:  24 hours at 75F

	Solids by Weight:  51%

	Solids by Volume:  34%

	Flash Point:  Part A: 40F, Part B:  80F

	Temperature Limits for Service Conditions:  -70F to 200F

	Dry Time:  30 minutes at 75F

2.	Top coat shall be a two-component 100% solids polyurethane elastomer coating, highly cross-linked, yielding a dense coating.  Properties shall include:

	Mixing Ratio:  One part A to one part B by volume

	Flash Point:  Part A: 200F, Part B:  200F

	Dry to Touch:  One hour and 30 minutes

	Cure Time:  90% after four days at 75F

	Water Absorption:  Less than 1% weight gain after seven days

	Tensile Strength:  1,500 psi (ASTM D 412)

	Elongation:  150% (ASTM D 412)

	Tear Strength:  200 Lb/In (ASTM D 1004)

	Hardness:  30-40 Shore D at 75F

40-50 Shore D at 35F (ASTM D 2240)

	Low Temperature Flexibility:  Passes 1/4-inch mandrel bend at -4F

	Low Temperature Impact Resistance:  Passes 160 in-pounds direct at -4F

3.	Three 8-inch-square x 1/4" steel plate samples shall be submitted with the proposed system in place for approval prior to field application.

SECTION 722

BRIDGE RAILING

Special Provisions

722-2.01  BRIDGE RAILING.  Add the following:

8.	Steel pipe shall conform to ASTM A53 Grade B, Type E or S, Schedule 40.

9.	Wire rail components shall be 3-gage 2x2 pattern woven wire conforming to ASTM A510 double crimped.

10.	All rail components shall receive color coating after erection.

11.	Galvanizing damaged from welding or other means shall be repaired with repair sticks.  Repair sticks shall consist of zinc-tin-lead alloy metal such as "Gal-weld," "Zilt," or "Galover".  The alloy metal shall be melted to the steel per manufacturers recommendations to achieve a minimum thickness of 12 mils.  The repaired galvanized surface shall then be painted.

SECTION 726

TOPSOIL

Special Provisions

726-2.01 TOPSOIL.  Delete the second paragraph in its entirety and substitute the following:

Topsoil shall be shredded and shall contain not less than 20%, nor more than 35% organic matter as determined by loss on ignition on oven-dried samples in accordance with ATM T-6.  Topsoil shall contain not less than 20% silt, by volume (50%-60% by weight).  Topsoil shall contain not less than 20% nor more than 30% sand by volume (20%-30% by weight).

Delete the fifth paragraph in its entirety.

APPENDIX A

CHUGACH CLEARANCE REQUIREMENTS

AND STAKING SHEETS

APPENDIX B

ENSTAR CONSTRUCTION REQUIREMENTS

ENSTAR CONSTRUCTION REQUIREMENTS

	MOA P&R must provide the necessary survey information for ENSTAR to determine the elevation and alignment of proposed facilities.  A written fifteen day notice is required from MOA P&R to schedule ENSTAR crews.

	Gas flow along Tudor Road can be temporarily suspended to facilitate construction and relocation work on the project from April 1 through September 30.  During colder weather, from October 1 through the last of March, the 4" plastic feeder must be tied in and fully functional.

	The owner and excavator are encouraged to call for ENSTAR to perform a cathodic protection area sweep after all underground work (including electrical tie-in work) has been completed and before any paving begins.  Notify ENSTAR at 264-3740, two (2) working days before the sweep is to be performed.  Allow time for repairs in the event that underground contacts are detected.

	ENSTAR's natural gas pipelines must be continuously supported during excavation and backfill.  Extreme caution must be exercised during excavation and backfill operations to prevent damage to the pipe.

	Federal DOT code requires that ENSTAR's plastic pipelines be installed below ground level.  During excavation, plastic pipelines may be exposed for short durations only, ENSTAR's plastic pipelines must be covered during any construction delay.

APPENDIX C

CONSTRUCTION SURVEYING REQUIREMENTS