SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage office of the Department of Transportation and Public Facilities, Plans Room:

a.	Design Computations

b.	Cross Sections

Copies of the above may be obtained from Ridgway's Reprographics, 650 West International Airport Road, Anchorage, Alaska  99518, (907) 561-1555 at the Contractor's cost.

2.	The following are available upon request in the Anchorage office of the Department of Transportation and Public Facilities Building, Plans Room:

a.	Geotechnical Report, entitled "Geotechnical Report: Old Seward Highway, O'Malley Road to 92nd Avenue";

b.	Preliminary Site Investigations Report, entitled "Preliminary Site Investigations Report: Old Seward Highway, O'Malley Road to 92nd Avenue"; and

c.	Storm Water Manual (Price $20.00)

3.	The Initial Site Assessment Report which evaluates the potential to encounter hazardous substances during construction is available for review at the office of the Preliminary Design & Environmental Supervisor, (907) 266-1508.

4.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 266-1531.

5.	An environmental document addressing concerns and environmental commitments has been approved and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 266-1508.

6.	This contract contains a newly-developed asphalt concrete pavement specification (Section 401). Due to changes in materials testing procedures and requirements, the following new items are incorporated by reference in this specification and are available from the Department:

a.	Alaska Test Method T-17, Rev. 06/93, Standard Method of Test for Determining Bituminous Mix Design by the Marshall Method.

Alaska Test Method T-17 is the mix design method and also includes criteria which must be met for the class of mix specified in the bid schedule.

b.	Alaska Standard Practice SP-9, Rev. 07/93, Standard Practice for Abbreviated Testing Procedures to Monitor Process Control of Coarse and Fine Aggregate Gradations.

Standard practice SP-9 contains test methods for contractor process control as well as a minimum testing frequency, and a list of typical field laboratory equipment to be furnished by the Contractor.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  HOLIDAYS. Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(5/7/91)M30

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  QUALIFICATION OF BIDDERS. Delete the second paragraph. (5/12/89)M1

102-1.06  PREPARATION OF PROPOSAL. Replace the second paragraph with the following:  The bidder shall specify a unit price, in figures, for each pay item for which a quantity is given and shall also show the products of the respective unit prices and quantities written in figures in the column provided for that purpose and the total amount of the proposal obtained by adding the amounts of the several items. All the figures shall be in ink or typed. In the event of a discrepancy between unit bid prices and extensions, the unit bid price shall govern. Any changes shall be initialed by the person signing the proposal. (7/2/93)M58

Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him. The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted. This limitation will only apply when the bidder has added the following statement to the Proposal Form for at least one of the projects being bid:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07  NON-RESPONSIVE PROPOSALS. Delete item 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06, Preparation of Proposal.

(6/6/94)M31

Add a new item as follows:

7.	If any of the Unit Prices Bid are excessively unbalanced (either above or below the amount of a reasonable Bid) to the potential detriment of the Department. (5/12/89)M2

Special Provisions

102-1.12  ADDENDA REQUIREMENTS. Delete this subsection in its entirety and substitute the following:  Addenda will be issued to the individual or company to whom bidding documents were issued. Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph, courier, and in special circumstances by phone. Addenda will be issued to the address, telefacsimile number or phone number as stated on the planholder's list unless picked up in person or included with the bid documents. It is the bidder's responsibility to insure that he has received all addenda affecting the Invitation For bids. No claim or protest will be allowed based on the bidder's allegation that he did not receive all of the addenda for an Invitation For Bids.

All addenda shall be acknowledged on the Proposal or by telegram or telefacsimile prior to the scheduled time of bid opening. If no addenda are received by the bidder, the word "None" should be entered on the Proposal Form. (10/3/94)R171

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  CONSIDERATION OF PROPOSALS. Add the following:  The apparent low bidder shall submit a completed Subcontractor List, form 25D-5(C), within 5 working days following receipt of written notification by the Department.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess  of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or,

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or,

9.	is determined by the Contracting Officer not to be responsible.

(4/1/93)R82

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  CHANGES. After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work. The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work. (5/12/89)M5

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  AUTHORITY OF THE ENGINEER. Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or Subcontractor that is related to the performance of the Contract.

The Engineer may audit the books and records of the Contractor or a Subcontractor to the extent that the books and records relate to the performance of the Contract or Subcontract, including cost or pricing data submitted under Subsection 104-1.02, Changes. Books and records that relate to the performance of the Contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime Contract and by the Subcontractor for a period of three years after the date of final payment under the Subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)M6

Special Provisions

105-1.02  PLANS AND WORKING DRAWINGS. Replace the second sentence of the second paragraph with the following:  No work shall be performed until working drawings for such work, or changes thereto, are approved.

Replace the second sentence of the fourth paragraph with the following:  The Contractor shall indicate on the working drawings all deviations from the plans and specifications and shall also itemize and explain all deviations in the letter of transmittal.

(7/2/93)S62

105-1.06  COOPERATION WITH UTILITIES. Add the following:  The Contractor shall request locates from all the utilities having facilities in the area. Their telephone numbers are as follows:

Locate Call Center	278-3121

Anchorage Telephone Utility	564-1555

Anchorage Water and Wastewater Utility	564-2762

Chugach Electric Association	562-2278

DOT/PF Maintenance & Operations	333-2411

ENSTAR Natural Gas Company	264-3740

Prime Cable Television	562-3133

Municipal Light and Power	263-5441

Municipal Traffic Operations	786-8355

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits. The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen. Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required.

Prior to the relocation of the utility's facilities, construction staking may be required. The Contractor shall give the Utility 2 weeks advance notice as to when the staking

will be available and maintain the stakes until the utility relocation is completed. Payment for this staking will be as follows:

1.	If, as part of the contract, the Contractor is required to provide staking in the area needed by the Utility, this work will be subsidiary to Item 642(1), Construction Surveying.

2.	If construction staking or right-of-way staking is required by the Utility in advance of the Contractor's normal schedule, the Utility will request the staking, through the Engineer, 2 weeks prior to the time the staking is required for the Utility to start their relocation. This staking will be paid under Item 642(2), Three Person Survey Party.

3.	If right-of-way staking is required by the Utility, and staking the right-of-way is not a part of the contract, the Utility will request the staking, through the Engineer, 2 weeks prior to the time the staking is required for the Utility to start their relocation. This staking will be paid under Item 642(2), Three Person Survey Party.

(3/3/93)R3

When working near Chugach Electric Association facilities, the Contractor shall adhere to requirements set forth in "Excavation Near Electrical Facilities" and "Excavation Clearance Requirements" attached to these specifications as Appendix A.

In this section, a workday will be equivalent to a calendar day.

The following specific coordination requirements are indicated for each Utility:

1.	Anchorage Telephone Utility. ATU will adjust or relocate their existing overhead and underground communications facilities at several locations within the project limits to accommodate the road construction.

For detachments and reattachments of ATU equipment on CEA poles, the Contractor shall provide written notification to both ATU and CEA 15 working days in advance of when coordination will be required.

The Contractor is required to work around ATU's existing underground crossing at STA 23+07. The Contractor's method of supporting the duct, if required, shall be approved by ATU prior to performance of the work.

The Contractor shall provide 2 weeks written notice to ATU where coordination will be required between the Contractors and ATU's activities and will allow ATU 7 calendar days to complete each location of the work detailed below.

a.	Stations 27+44 RT. ATU's existing underground facilities crossing the Lingonberry Avenue approach will require lowering in place to maintain four feet of cover from finish grade.

b.	Station 27+65. ATU's existing aerial crossing is in conflict due the CEA pole 47' RT falling within the curb limits of the proposed roadway. An underground crossing will be installed at Station 26+80 with two 4 inch PVC conduits and a new underground cable. The crossing will be installed in at least two phases due to traffic sequencing.

c.	Station 30+05 RT. ATU's existing underground facilities crossing the Goldenberry Avenue approach will require lowering in place to maintain 4 feet of cover from finish grade.

d.	Station 36+39 RT. ATU's existing underground facilities crossing the approach will require lowering in place to maintain 4 feet of cover from finish grade.

e.	Station 36+70. ATU's existing underground crossing appears to be in conflict with the proposed sidewalk retaining wall. If required, ATU will install a temporary overhead crossing and abandon the existing underground crossing to enable construction. ATU will install a new  crossing of two 4-inch PVC conduits which will be 36 inches beneath the retaining wall key. The crossing will be installed in at least two phases due to traffic sequencing.

f.	Station 38+85 RT. ATU's existing underground facilities crossing the approach will require lowering in place to maintain 4 feet of cover from finish grade.

g.	Station 41+70 RT. ATU's existing underground facilities crossing the Grange Drive approach will require lowering in place to maintain 4 feet of cover from finish grade.

h.	Station 45+67 RT. ATU's existing underground facilities crossing the Sundown Court approach will require lowering in place to maintain 4 feet of cover from finish grade.

i.	Station 52+50. ATU's existing aerial crossing is in conflict due to pole 39' RT falling within the curb limits of the proposed roadway. ATU will install a temporary section of overhead to transfer the existing crossing over to the relocated CEA pole at Station 52+80 RT. A new underground crossing will be installed at Station 53+20 with two 4-inch PVC and a new underground cable. The crossing will be installed in at least two phases due to traffic sequencing.

2.	Anchorage Water and Wastewater Utility. AWWU has an existing fire hydrant that will need vertical adjustment at STA 36+80 42' LT. The adjustment of this hydrant will be accomplished by AWWU. The Contractor shall place a fill stake in the location of this hydrant that will indicate the amount of fill required for finish grade. AWWU requests a 7 day advance written notice from the Contractor to schedule the adjustment of this hydrant and all AWWU crews free access to they hydrant location, and one working day between Monday and Friday to complete the adjustment of this hydrant.

It is recommended that the hydrant adjustment be accomplished early on in the project, and prior to placing fill in this location. Any fill placed around this hydrant prior to adjustment, and fill placed after adjustment the above finish grade will be removed at the contractor's expense. By calling 267-4514 the AWWU maintenance shop, the contractor can obtain a point of contact and an address to send written notice to.

3.	Chugach Electric Association, Inc. CEA has aerial and underground conductors the length of this project, along the Old Seward Highway from O'Malley Road to 92nd Ave. The majority of the existing aerial facilities run along the east side of the Old Seward Highway, they consist of 115 kva transmission and 7200/12.5 kva underbuild three-phase distribution.

The existing aerial roadway crossing are at the following locations:

| STATION | DESCRIPTION |
| --- | --- |
| 16+35 | SINGLE PHASE |
| 23+22 | THREE PHASE |
| 27+65 | SECONDARY |
| 29+79 | SECONDARY |
| 36+62 | THREE PHASE |
| 52+50 | SINGLE PHASE |
| 55+90 | SINGLE PHASE |

The one existing underground roadway crossing is at approximately STA 46+20 and is a three-phase crossing.

CEA or its Contractor will relocate and/or adjust its electrical facilities where they conflict with the proposed highway construction as detailed on the plans.

Existing poles scheduled for retirement as a result of CEA relocation shall not be shored or protected. It is the Contractor's responsibility to coordinate his operations in areas of existing poles to allow for CEA or its contractor relocation prior to beginning any operation that may jeopardize the integrity of CEA's facilities.

The contractor shall adhere to the CEA Excavation and Clearance Guidelines, attached as Appendix "A," when working around electrical facilities throughout the project. Any exceptions to the CEA guidelines will require advance approval from CEA.

The CEA relocation is divided into four relocation segments. Relocation will only be performed on one segment at a time. CEA requires 15 working days notice from the Contractor prior to beginning relocation on any segment. By calling 762-4618, the Contractor may establish a point of contact in CEA engineering and obtain a name and address to send the advance notice to.

The Contractor shall schedule his operations to allow CEA or its contractor free access to poles needing relocation and the required number of working days to complete the relocation as described below:

a.	Station 27+00 to Station 30+00. CEA or its Contractor will accomplish the relocation necessary to allow for the retirement of existing poles in conflict with highway and side street construction at the following locations:

| POLE NO. | STATION | OFFSET | DESCRIPTION |
| --- | --- | --- | --- |
| A21(0367) | 27+64 | 49' RT | 115 KV Transmission w/ 3-Phase Underbuild |
| A20A(0374) | 29+76 | 49' RT | 115 KV Transmission w/ 3-Phase Underbuild |

The Contractor shall allow CEA or its contractor 7 working days to complete relocation.

b.	Station 30+00 to Station 53+00. CEA or its Contractor will accomplish the relocation necessary to allow the retirement of existing poles in conflict with highway and side street construction at the following locations:

| POLE NO. | STATION | OFFSET | DESCRIPTION |
| --- | --- | --- | --- |
| A16 (0319) | 41+52 | 50' RT | 115 KV Transmission w/ 3-Phase Underbuild |
| A14A (0337) | 45+92 | 45' RT | 115 KV Transmission w/ 3-Phase Underbuild |
| A12 (0362) | 52+52 | 38' RT | 115 KV Transmission w/ 3-Phase Underbuild |

The Contractor shall allow CEA or its contractor 11 working days to complete the relocation.

c.	Located within segments a & b are existing Street light poles that will be removed by CEA or its Contractor prior to side street excavation if after slope staking it is determined that the street light poles are in conflict with the proposed side street excavation in the following locations:

| POLE NO. | SIDE STREET NAME | STATION/OFFSET | DESCRIPTION |
| --- | --- | --- | --- |
| 0565 | LINGONBERRY COURT | 20+62 29' LT | STREET LIGHT |
| 0575 | GOLDENBERRY AVE. | 20+72 27' LT | STREET LIGHT |
| 0559 | LAKEWOOD COURT | 20+65 30' LT | STREET LIGHT |

The Contractor shall coordinate with CEA or its contractor to allow free access to the above mentioned street light pole locations. The Contractor shall notify CEA or its Contractor 3 working days prior to side street excavation, and allow one working day per street light to complete removal of street light poles. The Contractor shall notify CEA or it's contractor 5 working days prior to top soil and seeding in the street light pole locations and allow CEA or it's Contractor 3 working days per street light to reinstall street light bases and poles.

d.	Station 46+20 and Station 52+45. In addition to pole relocation, CEA or its Contractor will be adding conduit to each end of an existing underground crossing at approximate STA 46+20 and installing a new underground crossing at approximate STA 52+45.

The Contractor shall allow CEA or its contractor free access to the above crossing areas and shall coordinate with CEA or its Contractor to allow conduit installation half width at a time. CEA or its contractor will install the new underground crossing 4 feet below finish grade. Prior to placing the new underground crossing at approximate STA 52+45, the Contractor shall complete excavation and backfill to the top of selected material, Type A layer at the crossing location. The Contractor shall allow 2 days per half of crossing for conduit installation and allow an additional 2 days per crossing to complete conductor installation at the crossing locations.

4.	Enstar Natural Gas Company. Enstar utilizes an underground gas distribution system that runs parallel along the west side of the Old Seward Highway from the project B.O.P. at O'Malley Road STA 141+50 LT to approximately the E.O.P. STA 64+65.28 LT where it continues on to the north.

The existing gas distribution system is a multiple feed and gas is supplied from either end of this project.

Services to the east side of the Old Seward Highway to the existing properties are supplied from the existing 4-inch plastic main by 4-inch steel and 2-inch plastic highway crossing at the following locations:

4-Inch Steel      STA 14+75

2-Inch Plastic    STA 29+85

2-inch Plastic    STA 41+90

2-inch Plastic    STA 45+30

2-inch Plastic    STA 52+50

2-inch Plastic    STA 62+55

Enstar will relocate the natural gas facilities in conflict with the highway construction as detailed on the plans.

The relocation is divided into 3 construction segments. Due to the existing main facilities being a multiple direction feed, no one segment will need to be relocated before the other. Once relocation is started on one segment, work on this segment will continue until it is completed. Enstar requires 15 working days advance written notice from the Contractor prior to beginning relocation on any segment. The Contractor shall schedule his operations to allow Enstar the required number of working days to complete the relocation, as detailed below:

a.	STA 137+55 to STA 20+00. No relocation is anticipated in this area but there is an existing 4-inch steel main crossing at STA 14+75 may be exposed during excavation along the right side in this location.

b.	STA 20+00 to STA 35+00 LT. Enstar will install a new 4-inch plastic distribution main along the west side of the Old Seward Highway from the existing 4-inch plastic distribution main starting at approximate STA 21+30 north to STA 27+55 and from STA 28+50 to STA 35+00. The existing 4-inch distribution plastic main will remain in place from approximately STA 27+55 to STA 28+50 LT.

New 2-inch plastic highway crossings will be installed at the following stations:

2-inch  plastic  Station 21+30

2-inch  plastic  Station 20+30

2-inch  plastic  Station 27+75

2-inch  plastic  Station 29+50

The existing gas crossing in this area shall remain in place until the new 4-inch distribution main and the new crossings are completed. The new crossings are to be installed half at a time. The existing 4-inch plastic distribution main from STA 21+30 to STA 27+55 and STA 28+50 to STA 35+00 will be abandoned in place. The existing crossing at STA 29+85 will be abandoned in place.

The Contractor shall allow 15 working days for Enstar to complete the relocation between STA 20+00 to STA 35+00.

c.	STA 35+00 to 59+00 LT. Enstar will install a new 4-inch plastic distribution main along the west right-of-way line of the Old Seward Highway starting at STA 35+00 and running north to STA 49+60.

New 2-inch plastic highway crossings will be installed at the following Stations:

2-inch plastic  Station 42+10

2-inch plastic  Station 52+70

The existing 4-inch plastic distribution main between STA 52+60 and STA 56+00 will remain in its original location. Enstar will lower in place from STA 52+60 north to STA 56+00 to maintain 4 feet of cover. The existing service line connections to the properties will also be lowered in conjunction with the main. The existing 4-inch plastic distribution main will be adjusted STA 57+00 to STA 58+50.

The existing 4-inch plastic main along the west side of the Old Seward Highway between STA 35+00 north to STA 49+60 will be abandoned in place. The existing 2-inch plastic crossings at STA 41+90, 45+30 and 52+50 will be abandoned in place.

The Contractor shall allow 15 working days for Enstar to complete 		the relocation between STA 35+00 to STA 59+00.

5.	Prime Cable of Alaska. Prime owns and operates an underground cable television system along the east side of the Old Seward Highway running north-south through the length of this project, from O'Malley Road to 92nd Ave.

Prime will relocate it's television facilities where they conflict with the proposed highway construction as detailed on the plans.

Prior to starting the relocation for this project Prime requires a two (2) week written notice. The Contractor can call Prime Cable at 786-9305 to establish a point of contact in Prime Cable's engineering section and obtain a name and/or address to send the written notice to.

The Contractor shall notify Prime Cable two weeks prior to removing the existing pavement at Lingonberry Court, Goldenberry Court, Grange Drive, Sundown Court, Lakewood Court, and 92nd Avenue, so that Prime can schedule their work after the existing pavement has been removed.

The Contractor shall schedule his operations to allow Prime the required number of days to complete the relocation. The contractor shall allow free access to the areas that will be affected by the relocation as summarized below:

a.	Station 85+80. Prime's first priority is to replace the existing underground crossing at approximate STA 85+80 O'Malley Road. Prime will be replacing this existing underground crossing prior to final lift of asphalt in this location. The Contractor shall notify and coordinate with Prime as to when the final lift of pavement will be placed.

The Contractor shall allow Prime 4 calendar days, to accomplish this crossing work.

b.	Station 22+06 RT. Prime will adjust their existing 0.750 coaxial cable crossing this approach running north-south to maintain four 4 feet of cover from finish grade.

The Contractor shall allow Prime 3 calendar days, between Monday and Friday to lower this cable in place.

c.	Station 25+32 RT. Prime will adjust or shore their existing amplifier pedestal at STA 25+32, 52' RT, if it conflicts with muck excavation limits.

The Contractor shall allow Prime 2 calendar days, between Monday and Friday to accomplish this work.

d.	Station 27+44 RT. Prime Cable will be adjusting their two existing underground coaxial cables, one 0.875 coaxial cable crossing the existing Lingonberry Court STA 27+44 RT, running north-south and a 0.500 coaxial cable along the north side of the Lingonberry Court running east. At both locations the  existing cables  will be lowered to maintain 4 feet of cover below the proposed finish grade.

The Contractor shall allow Prime two calendar days between Monday and Friday to accomplish this.

e.	Station 30+05 RT. Prime Cable will be lowering their two existing underground coaxial cables, one 0.875 coaxial cable crossing the existing Goldenberry Court approach STA 30+05 RT, running north-south and a 0.500 coaxial underground cable along the south side of Goldenberry Court running east will be lowered to maintain 4 feet of cover below the proposed finish grade.

The Contractor shall allow Prime two calendar days between Monday and Friday to accomplish this.

f.	Station 36+39 RT. The existing underground coaxial 0.875 cable crossing the proposed residential driveway STA 36+39 RT running north-south will be adjusted to maintain 4 feet of cover below the proposed ditch bottom.

The Contractor shall allow Prime three calendar days between Monday and Friday to accomplish this.

g.	Station 38+86 RT. Prime Cable will be lowering their existing underground coaxial 0.875 cable crossing the proposed residential approach STA 38+86 RT and running north-south will be lowered to maintain 4 feet of cover below the proposed ditch bottom.

The Contractor shall allow Prime three calendar days between Monday and Friday to accomplish this.

h.	Station 41+69 RT. Prime Cable's existing underground coaxial 0.875 cable crossing Grange Drive STA 41+69 running north,   south the cable will be lowered to maintain 4 feet of cover below the proposed finish grade.

The Contractor shall allow Prime three calendar days between Monday and Friday to accomplish this adjustment.

i.	Station 45+66 RT. Prime Cable will be adjusting their existing underground coaxial 0.875 cable crossing Sundown Court STA 45+66 running north-south the cable will be lowered to maintain 4 feet of cover below the proposed finish grade.

The Contractor shall allow Prime two calendar days, between Monday and Friday to accomplish this adjustment.

j.	Station 47+30 RT. The existing load center pedestal at STA 47+30, 47' RT will be adjusted or shored in place if needed due to proposed estimated muck excavation limits.

The Contractor shall allow prime two calendar days between Monday and Friday to accomplish the adjusting or shoring of the existing load center pedestal.

k.	Station 51+00 RT. Prime cables will be relocating their existing underground 0.875 coaxial cable from approximately STA 51+00 RT to STA 54+50 RT. They will abandon in place their existing 0.875 cable in the above station when the new cable is activated.

The Contractor shall allow Prime seven calendar days between Monday and Friday to accomplish the relocation between STA 51+00 and STA 54+50 RT.

l.	Station 62+72 RT. Prime Cable will be adjusting their existing 0.875 coaxial cable crossing E. 92nd Avenue STA 62+72 RT, running north-south. The existing 0.875 coaxial cable will be adjusted to maintain 4 feet of cover below the proposed finish grade.

The contractor shall allow Prime two calendar days between Monday and Friday to accomplish this adjustment.

Prior to excavating around cable TV, electrical, telephone, and natural gas facilities (cables, pedestals, gas lines, etc.), the Contractor shall locate and protect the facilities per the methods approved by the Engineer and the owning utility.

If excavation requirements expose or undermine an existing cable TV, electrical telephone, or natural gas facility; the Contractor shall contact the owning utility for an approved method of shoring the exposed facility.

Standard Modifications

105-1.12  LOAD RESTRICTIONS. Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan. (5/7/91)M32

Special Provisions

105-1.13  MAINTENANCE DURING CONSTRUCTION. Add the following:  During the construction season and prior to winter shutdowns, the Contractor shall inspect and clean all storm drain sumps and petroleum separator manholes. This inspection and maintenance of the storm drain system will not be paid for directly but will be subsidiary to work paid for under Sections 603 and 604. (7/24/91)R4

Standard Modifications

105-1.15  PROJECT COMPLETION. Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the Contract is found to be complete, except for work specified under Subsection 618-3.04 Maintenance of Seeded Areas and Subsection 621-3.04 Period of Establishment, a letter of project completion will be issued by the Engineer. (7/2/93)M7

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES. Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the Contract adjustment for which the Contractor believes the Department is liable. (7/2/93)M8

Special Provisions

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES. Replace the first sentence of the eighth paragraph with the following:  If the claim is not resolved by agreement within 30 days of its receipt, the Engineer will issue a written decision to the Contractor. (7/2/93)S71

Add the following:  Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage. (8/5/93)R93

105-1.18 INTERIM COMPLETION. Add the following subsection: This project will have two interim completion dates in addition to the completion date.

The contractor shall provide the Engineer with copies of purchase orders for the lighting poles and mastarms within 20 calendar days after receipt of Notice to Proceed. Purchase orders shall contain the estimated delivery dates for the materials ordered.

1.	First Interim Completion Date. All work under this contract shall be completed prior to October 31, 1995 except for the following:

GROUP A

a.	The portion of Item 660 (3) Highway Lighting System, Complete, which is limited to: installation of lighting standards (poles), mast arms, and luminaires; controller installation; conductor terminations; final testing and operational test.

b.	The portion of Item 615(1), Standard Signs, which is limited to installation of signs on lighting standards.

c.	The portion of work under Section 643 required for completion of the Highway Lighting System.

GROUP B

a.	618(2) Seeding

b.	618 (3) Water for Seeding

c.	620 (1) Topsoil

d.	640 (1) Mobilization and Demobilization

e.	The portion of work under Section 643 required for completion of the work under Sections 618 and 620.

f.	Item 644(1), Field Office.

g.	Maintenance of existing or temporary lighting; public notices; maintenance of existing or temporary signs.

Prior to October 31, 1995, the Contractor shall have completed all other contract work not listed above, a semi-final inspection and subsequent punch list work.

2.	Second Interim Completion Date. The second interim completion date will be 45 calendar days after delivery of poles and mastarms to Anchorage. Upon receipt of the poles and mastarms, the Contractor shall provide a copy of the delivery order to the Engineer. All work listed under GROUP A, above, shall be completed by the second interim completion date.

3.	Final Completion Date. The final completion date will be as shown in the Invitation for Bids.

Liquidated damages will be assessed in accordance with subsection 108-1.07 Failure to Complete on Time, for failure to complete work under this contract within the interim completion dates and final completion date specified.

Maintenance of all aspects of the project construction shall be the responsibility of the Contractor prior to the final completion date.

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  SOURCE OF SUPPLY AND QUALITY REQUIREMENTS. Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be produced in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total Contract amount, or $2,500, whichever is greater. Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph. For the purposes of this paragraph, the cost is the value of the steel and iron products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(7/2/92)S13

106-1.02  LOCAL MATERIAL SOURCES. Under Item 1. General, add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made. (2/7/89)S32

Add the following after the first paragraph:  The Contractor is responsible for the sampling and testing of materials for process quality control, including screening, crushing, blending, and stockpiling of aggregates, production and laydown of aggregate courses or aggregate mixtures, and monitoring of compaction. Process control tests shall be documented and shall be available for review by the Engineer.

The Contractor is not required to provide a separate field laboratory for process control testing. The Contractor may obtain the services of a qualified private laboratory for his process control testing or use the test results from commercial plant process control testing, if available.

A Crushing Control Plan shall be submitted at least 15 working days prior to the beginning of crushing operations. The plan shall include a proposed testing frequency for aggregate gradation and a description of the process control testing location, staffing, and equipment. Abbreviated testing for process control of gradation shall be in accordance with Alaska Standard Practice SP-9. Such sampling and testing will be coordinated with the Department and split samples are to be provided to the Department. (2/1/94)S74C

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources. A copy of this statement shall be provided to the Engineer. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622. Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified. (9/1/89)R5

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY

TO PUBLIC

Special Provisions

107-1.11  PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE. Add the following to the third paragraph:  When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2575.

Add the following:  The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project. The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery. Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable. (5/7/91)S47

The Contractor shall not excavate, nor use for fill, any material at any site suspected of or found to contain hazardous materials or petroleum fuels. The Contractor shall not stockpile, nor dispose of, any material at any site suspected of or found to contain hazardous materials or petroleum fuels.

The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the Contract. If the Contractor chooses to pursue permit modifications, such modifications shall be requested through the Engineer.

The Contractor shall do no work, such as stockpiling, staging, fording, parking or trespassing below the ordinary high water mark of any watercourse, except for that work specified by the Contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

(5/27/92)R7

Standard Modifications

107-1.13  RESPONSIBILITY FOR DAMAGE CLAIMS. In the first sentence, change "claims or actions for injuries" to read claims, actions or liabilities for injuries". (5/12/89)M9

Special Provisions

107-1.15 CONTRACTOR'S RESPONSIBILITY FOR WORK. Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense. (5/7/91)S48

Standard Modifications

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES. In the last sentence of the third paragraph delete: "by the local fire authority."  (5/12/89)M10

Special Provisions

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES. Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning utility has the choice of making the repair or having the Contractor correct the damage. The Contractor shall reimburse the utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the utility.

(10/1/92)R8

Add the following:  Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 10 feet of an overhead electrical line.

2.	Operations anticipated to be within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment which is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work to be performed.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will not be paid for separately, but will be subsidiary to the Item(s) of work being performed requiring these services.

107-1.21  PERMITS. Add the following Subsection:  The following permit has been received on the Contractor's behalf by the Department:

Municipality of Anchorage Noise Permit

The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge stormwater from the construction site. Requirements for this permit are given under Section 641, Erosion and Pollution Control.

The permit obtained by the Department is attached to these specifications as Appendix B. The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications. It is the Contractor's responsibility to abide by the stipulations contained in each permit. If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer. The Engineer will then decide if a permit modification is necessary. The Engineer will have copies of the permits posted in the project office.

(9/1/89)R9a

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  SUBLETTING OF CONTRACT. Delete the second paragraph. (6/6/94)S68

Delete the third paragraph on page 56 and substitute the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions. Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator. As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Commercial Driver's License, with the appropriate endorsements for the class of vehicle to be operated,

2.	business license for trucking together with supporting documents that list the driver as the business owner or corporate officer,

3.	documents showing the driver's ownership interest in the truck including:

a.	truck registration, and

b.	lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor. The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are

not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the contract. These criteria are:

1.	The owner-operator's right to control the manner in which the work is to be performed,

2. 	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator. The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors. The identification system must be approved by the Engineer prior to use.

(5/7/91)S49

Standard Modifications

108-1.03  PROSECUTION AND PROGRESS. In Item 1. insert: ", in a format acceptable to the Engineer," immediately after the words: "a progress schedule". (5/12/89)M11

Special Provisions

108-1.03  PROSECUTION AND PROGRESS. Delete Item 5., and substitute the following:

5.	A plan for erosion and pollution control, as required under Subsection 641-1.02, Submittals. (9/21/92)R160

108-1.03 PROSECUTION AND PROGRESS. Add the following:  After approval of the progress schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation. Department representatives may be attending public meetings and community council meetings, and the spokesperson shall accompany them and provide a brief description and answer questions about the Contractor's work and schedules for the project. The spokesperson will also be required to accompany the Engineer to residents and businesses affected by the project when disputes or problems arise as a result of the work being performed under this contract. The spokesperson must be able to commit the Contractor to courses of action when needed to resolve problems. (7/24/91)R12

Add the following:  The Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks. This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

Preparation and updating of the schedule and two week work plans will not be paid for directly. Failure to submit the schedule and two week work plans as specified will result in partial withholding of progress payments in accordance with subsection 109-1.06, Progress Payments.

108-1.05  CHARACTER OF WORKMEN, METHODS AND EQUIPMENT. Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project. This information shall be updated weekly unless otherwise directed by the Engineer. (9/1/89)R13

***

THIS PAGE LEFT BLANK INTENTIONALLY

***

***

***

108-1.07 FAILURE TO COMPLETE ON TIME. Delete the first sentence of the first paragraph and substitute the following: For each calendar day that the work remains incomplete after the completion date or the interim completion date as set forth in subsection 105-1.18 Interim Completion, the sum per day given in the following schedule shall be deducted from any monies due the Contractor.

Standard Modifications

108-1.07  FAILURE TO COMPLETE ON TIME. Replace the third sentence of the first paragraph with the following:  The amount of these deductions is to reimburse the Department for estimated additional contract administration expenses incurred as a result of the Contractor's failure to complete the work within the time specified.

Replace Table 108-1 with the following:

TABLE 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  |  |
| --- | --- | --- |
| From More Than | To and Including | Daily Charge |
| $ 0 | $ 100,000 | $ 300 |
| 100,000 | 500,000 | 550 |
| 500,000 | 1,000,000 | 750 |
| 1,000,000 | 2,000,000 | 1,000 |
| 2,000,000 | 5,000,000 | 1,500 |
| 5,000,000 | 10,000,000 | 2,500 |
| 10,000,000 | - | 3,000 |

(7/2/93)M49

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  GENERAL. Add the following:  When more than one type of material or work is specified for a pay item, letter or numeric suffixes, included within the parenthesis following the pay item number, will differentiate the types. (7/2/93)S63

109-1.02  MEASUREMENT OF QUANTITIES. Add the following after the eighth paragraph:  The Contractor shall furnish competent scale operators to weigh all materials measured and paid for on a weight basis.

Scale operators shall operate the scale(s) and keep records as directed by the Engineer. All records shall be given to the Engineer as directed. No weigh tickets shall be issued to vehicles which are not in compliance with the requirements of 105-1.12 Load Restrictions.

The weigh ticket shall accompany the load and be given to the ticket taker at the delivery location. Each sheet of the sequential transaction printer log shall be signed and dated by the scale operators prior to the end of each shift or as directed by the Engineer. Scale operators will acknowledge, by signature on a form prepared by the Engineer prior to weighing loads, that their signature on the sequential transaction log indicates their certification that all entries are true and correct.

The Engineer may, if he determines it to be necessary, designate previously weighed vehicles to be reweighed in his presence to verify the weight of the materials being purchased. This may include empty or loaded vehicles as the Engineer may designate.

No direct payment will be made for furnishing scale operator(s), equipment, and incidentals required, but the costs thereof will be considered a subsidiary obligation.

(8/5/94)H64

Add the following:

TABLE 109-1

| CONVERSION TO THE SI INTERNATIONAL SYSTEM OF UNITS* |  |  |
| --- | --- | --- |
| To convert from | to | Multiply by |
| mile (US Statute) | meter (m) | 1,609.347 |
| foot | meter (m) | 0.3048 |
| foot (US survey) | meter (m) | 1200/3937 |
| inch | meter (m) | 0.0254 |
| square foot | square meter (m2) | 0.09290304 |
| square yard | square meter (m2) | 0.8361274 |
| acre (US Survey) | square meter (m2) | 4,046.873 |
| cubic foot | cubic meter (m3) | 0.02831685 |
| cubic yard | cubic meter (m3) | 0.7645549 |
| gallon (US liquid) | cubic meter (m3) | 0.003785412 |
| M. Gal. | cubic meter (m3) | 3.785412 |
| pound (lb avoirdupois) | kilogram (kg) | 0.45359237 |
| ton (short, 2000 lb) | kilogram (kg) | 907.1847 |
| pound-force (lbf) | newton (N) | 4.448222 |
| footcandle | lux (lx) | 10.76391 |
| degree Fahrenheit | degree Celsius (C) | tC=(tF-32)/1.8 |

* From ASTM publication E380-89a, Standard Practice for Use of the International System of Units (SI) The Modernized Metric System.

(1/31/92)R136

Standard Modifications

109-1.03 SCOPE OF PAYMENT. Delete the last sentence of the fourth paragraph. (5/7/91)M33

Special Provisions

109-1.03 SCOPE OF PAYMENT. Add the following:  No payment will be made for any material delivered in a vehicle which is not in compliance with the requirements of 105-1.12 Load Restrictions and 644-2.06 Scales. (8/5/94)H64

109-1.05  COMPENSATION FOR EXTRA WORK. Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone. (9/1/89)R14a

109-1.06  PROGRESS PAYMENTS. Add the following:

Failure to submit schedules in accordance with Subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. This retainage will be released by the Engineer upon receipt of current schedules from the Contractor.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. This retainage will be released by the Engineer upon satisfactory completion of the requirements of the permit.

(9/21/92)R137a

109-1.07  PAYMENT FOR MATERIAL ON HAND. Add the following:  Materials shall be physically separated from the other materials stored at the storage location. Materials shall be clearly labeled with the project name and number. Materials shall be stored in accordance with the manufacturer's published recommendations. A copy of any such recommendations shall be provided to the Engineer.

Should storage conditions become unsatisfactory, any payments made for the materials will be classified as unearned. If the Contractor has not earned sufficient funds to cover the cost of a deduction on the next progress payment, a request for repayment will be sent to the Contractor. The Contractor agrees to repay the Department within 30 days from the date of a request to refund payment when the storage conditions have become unsatisfactory. Unsatisfactory storage conditions include, but are not limited to:

1.	Storage not in accordance with the manufacturer's recommendations.

2.	Commingling or storage of other materials where any element of doubt exists as to which materials belong in which lot.

3.	Unsatisfactory labeling of materials.

4.	Any liens filed on the materials for storage or transport, or by the supplier or manufacturer of the material.

5.	Change of the storage locations without obtaining approval of the Engineer prior to the relocation.

6.	Damage to all or part of the materials by fire, theft, or other peril.

Should labor, travel, or any other costs be incurred for inspection off the limits of the project, the Contractor shall reimburse the Department for these costs.

The Contractor releases and discharges the Department from any liability arising out of, or in any way related to, the payment for materials on hand and/or to the storage or transport of these materials. The Contractor is responsible for damages or delays which may relate to the storage or transport of the materials.

(7/2/93)S64

Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska, at a location acceptable to the Engineer. (9/1/89)R16

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 23, with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds. The Contractor shall not, nor shall subcontractors or others associated with this contract discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 23, in compliance with the Federal Highway Administration's DBE Program guidelines and the Department's federally approved DBE Program.

120-1.03  ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section shall be considered a material breach of contract. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS36.30.640(4).

120-1.04  DEFINITIONS AND TERMS.

1.	Broker. A DBE that arranges for the delivery or provision of creditable materials, supplies, equipment, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

2.	Commercially Useful Function (CUF). The execution of a contract or a distinct element of work or service under a contract by the DBE actually performing, controlling, managing, and supervising the work involved with its own equipment and employees within its certified category. The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the contract.

3.	Disadvantaged Business Enterprise (DBE). A firm certified by the State of Alaska, Department of Transportation and Public Facilities, in accordance with 49 CFR, Part 23, or one granted that status under the Alaska Native Claims Settlement Act, 1991 Amendments and certified by the Department for participation in the Department's DBE program.

4.	Good Faith Efforts. The affirmative action measures that shall be taken by a contractor to meet the DBE Program objectives and goals for this project.

5.	Manufacturer. A DBE certified in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

6.	Original DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the contract bid schedule before approval of the Revised DBE Utilization Goal.

7.	Regular Dealer. A DBE certified in a supply category that

a.	maintains an in-house inventory on a regular basis of the particular product provided to this project,

b.	keeps an inventory in an amount appropriate for the type of work using that product, and

c.	offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis.

8.	Revised DBE Utilization Goal. The DBE Utilization as submitted by the contractor and approved by the Department for this project on Form 25A325C. The Revised DBE Utilization Goal may be equal to, greater than, or less than the Original DBE Utilization Goal, if approved. Once approved, this Revised goal becomes the minimum required DBE participation during the execution of the contract.

120-2.01  UTILIZATION GOAL. The Original DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total basic bid amount. In order for the work of the DBE to be credited towards meeting the Original DBE Utilization Goal at time of contract award, the DBE must be certified by the Department in a category covering the CUF to be performed at the time of listing on the "DBE Utilization Report" (Form 25A325C).

A bidder shall demonstrate the ability to meet the Original DBE Utilization Goal or perform and document all of the required Good  Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this contract.

120-3.01  DETERMINATION OF COMPLIANCE.

1.	Phase I - Bid and Award. In addition to bid submission requirements, the apparent low bidder shall demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of receipt of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the contractor submits less DBE utilization on Form 25A325C than is required to meet the Original DBE Utilization Goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (25A321A) shall be submitted. If accepted by the Department, this lower DBE utilization becomes the Revised DBE Utilization Goal.

If the bidder cannot demonstrate the ability to meet the Original DBE Utilization Goal, failure to document the minimum required Good Faith Efforts will result in the bid being declared nonresponsive.

c.	Where the bidder submits more DBE utilization on Form 25A325C than is required by the Original DBE Utilization Goal, this higher DBE utilization, if accepted by the Department, becomes the Revised DBE Utilization Goal.

2.	Phase II - Construction. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE. Prior written request by the Contractor and approval from the Engineer is required for the replacement of a DBE for any reason. If DBE replacement is approved, the Contractor is obligated to replace the DBE with another DBE for the same work in order to still meet the Revised DBE Utilization Goal. If the Contractor cannot find a replacement DBE, the Contractor shall document the required Good Faith Efforts stipulated in Subsection 120-3.02 for the items of work to have been performed by the replaced DBE in order to have the Revised DBE Utilization Goal reduced.

120-3.02  GOOD FAITH EFFORT. The Contracting Officer will use all of the following criteria to judge if the bidder, who has not met  the Original DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract. Failure by the Contractor to perform and document any of the following actions 1-7 constitutes insufficient Good Faith Effort.

1.	Consideration of all subcontractable items. The Contractor shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department prior to bid opening (see Form 25A324).

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification at least 10 calendar days prior to bid opening to all DBEs listed in the Department's most current DBE Directory certified to perform those work items identified in Form 25A324 of the bidder's/Contractor's interest in securing the DBE's participation in the execution of the work. Each contact with the DBE shall be logged on a "Contact Report" (Form 25A321A).

4.	Request for DBE participation on specific items of work or services. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote shall be deemed non-competitive, provided the DBE and non-DBE quotes are for the exact same work or service. Where the Contractor rejects a DBE quote as being non-competitive under this condition, the work performed and payments received by the non-DBE during the execution of the contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about the requirements of the contract regarding the specific item of work or service sought from the DBE.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether or not they were interested in bidding. Documentation of follow-up contacts shall be logged on the "Contact Report" (Form 25A321A).

Items 4. through 7. will be utilized to evaluate any request from the Contractor for a reduction in the Revised DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

120-3.03  COMMERCIALLY USEFUL FUNCTION (CUF). Measurement of attainment of the Revised DBE Utilization Goal shall be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section.

CUF is limited to that of a:

a.	regular dealer,

b.	manufacturer,

c.	broker,

d.	subcontractor

e.	joint-venture, or

f.	prime contractor.

In order for the CUF work of the DBE to be credited toward the goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE shall be certified in the appropriate category at the time of:

a.	the Engineer's approval of the DBE subcontract; and

b.	the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

2.	The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

3.	A DBE trucking firm certified and performing work in a transportation/hauling category is restricted within that category to the CUF of a broker. (This does not effect the CUF of that same firm, when performing work as a subcontractor and certified in another category such as embankment or excavation which could include the hauling of materials for that work.)

4.	The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

5.	Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the Revised DBE Utilization Goal.

6.	Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm shall not be credited toward the Revised DBE Utilization Goal. The Contractor must still meet the Revised DBE Utilization Goal by either:

a.	Withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, items 4-7) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01, or

b.	Continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out and DBEs in an amount to meet the Revised DBE Utilization Goal through either

1)	subcontractor substitution (Subsection 103-1.01),

2)	increasing the participation of other DBEs on the project,

3)	documenting Good Faith Efforts (Subsection 120-3.02, items 4-7),

4)	or by a combination of the above.

7.	The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the Revised DBE Utilization Goal.

8.	The Engineer shall consider the following criteria when determining what CUF is being performed by the DBE:

a.	The work performed shall be necessary and useful work required for the execution of the contract.

b.	The scope of work shall be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

c.	The work shall be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE, with the exception allowed under (d) below. Either the DBE owner or an on-site DBE representative, DBE superintendent, or DBE foreman shall be responsible for the work at the site. All such DBE representatives must be designated as a key employee in the DBE's certification records with the Department prior to DBE subcontract award.

d.	The DBE shall use their own employees and equipment for the execution of the work. An exception to this requirement may be permitted where the DBE must perform  a specialty task or where the work is in a remote area. In such instance, the DBE may temporarily augment its project workforce with another contractor's equipment and employees (not to include supervision) in order to perform the work, if the Department considers this normal practice performed by non-DBE contractors, within the Alaskan construction industry.

On any project, this practice shall not involve more than 33.3% of the DBE's subcontract value. Also, the Contractor shall submit a request in writing from the DBE and secure the Department's approval for such arrangement prior to commencement of the DBE's subcontract work involved. Exclusive of this arrangement, the DBE's project work force shall be regular DBE employees.

In all instances, the DBE shall be responsible for its payroll and labor compliance requirements concerning all workers under its control. DBE leases and payments for equipment must be documented; Contractor withholding or retainage for DBE labor and equipment usage is not permissible. Two-party checks to individuals are not permissible.

e.	The manner in which the work is sublet or performed shall conform to standard, statewide industry practice within Alaska, as defined by the Department. The work or provision of goods or services shall have a market outside of the DBE program (must be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed a superfluous step in the contracting or purchasing process and no DBE credit will be allowed.

There shall be no DBE credit for lower-tier non-DBE subcontract work, unless the Department defines this lower-tier subcontracting as standard, statewide industry practice within Alaska.

f.	The cost of the goods and services shall be reasonable and competitive with the cost of these goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

g.	All subcontract work, with the exception of truck hauling, shall be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE shall control all business administration, accounting, billing, and payment transactions (this requirement does not preclude the two-party check allowance described under i., below). The prime contractor shall not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

i.	Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE.

Two-party checks may be issued by the Contractor on an occasional basis to the DBE and another business for work or services performed under the contract; however, the Engineer shall be notified in writing in advance. DBE credit will not be given for these two-party payments, if issued on a routine basis or issued to an extent greater than that offered by the prime to non-DBEs on the project.

j.	A DBE trucking firm certified and performing work in the transportation/hauling category shall have a supervisor on-site at all times in charge of the dispatching of trucks and the hauling of materials before any DBE credit may be credited. The DBE supervisor must be regularly employed by the DBE and designated as a key employee in the DBE's certification records with the Department prior to prime contract award.

9.	The Contractor shall provide proof (canceled checks or bank statements that identify payor, payee, and amount of transfer) of the actual monies paid for the qualifying work, goods and services provided by DBEs.

10.	If the quantity of work of a bid item which involves a DBE is reduced by the Department, the Original and Revised DBE Utilization Goals on Form 25A325C are reduced proportionately.

120-3.04  DEFAULT OF DBE. In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default. The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs  to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the Revised DBE Utilization Goal if, in the opinion of the Engineer, both of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with items 4 through 7 of Subsection 120-3.02 Good Faith Effort for the defaulted work.

The Revised DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01  METHOD OF MEASUREMENT. The Contractor shall be entitled to count toward the Revised DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	Credit for work performed by a DBE prime contractor is 100%, not to exceed the Original DBE Utilization Goal.

2.	Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials.

3.	Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

4.	Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

5.	Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the procurement contract for the creditable item.

6.	Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the hauling subcontract.

7.	Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable  brokerage fee. The brokerage fee shall not exceed 5% of the premium cost.

8.	Credit for the CUF of a joint venture (JV) (either as the prime contractor or a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner shall be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01  BASIS OF PAYMENT. Meeting the Revised DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, retainage may be withheld from progress payments. The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive or potential disincentive.

If the Contractor fails to meet the Revised DBE Utilization Goal, payments will be reduced as a disincentive. The amount of the disincentive shall be equal to 50% of the difference between the Revised DBE Utilization Goal expressed in dollars and the total creditable DBE participation as determined by the Engineer.

If and only after the Original DBE Utilization Goal established on Form 25A325C in terms of dollars has been met, the Contractor may be eligible for an incentive payment based upon the following calculation:

10% of the total dollar amount of CUF work performed by DBE subcontractors not needed in the calculation to meet the Original DBE Utilization Goal; except that the total incentive paid to the Contractor will not exceed 2% of the total basic bid amount at time of original contract award or $100,000, whichever is less.

Payment of the incentive will be made on the final estimate. The disincentive will be withheld in the form of retainage during the course of the project. If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the Department within 30 days of being billed for the amount due.

A Change Order is not required for DBE Adjustment. The Notice To Proceed shall constitute the notice required to initiate DBE Adjustment.

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent  Sum

(6/6/94)S33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-2.04  REMOVAL OF PAVEMENT, SIDEWALKS, CURBS, ETC. Add the following:  Asphalt pavement removed from the existing highway may be used in the construction of the embankment. All reused asphalt pavement shall be buried so as not to be exposed at the completed surface of the embankment.

For disposal of waste asphalt pavement, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt. A DEC permitting officer in Anchorage may be contacted at 563-6529.

A DEC approved site for disposal of removed asphalt is available at no charge to the Contractor at the Hiland Road Solid Waste Facility. In order to use this site, the Contractor shall meet the following requirements:

1.	All dumping shall be coordinated through the Eagle River Street Maintenance office at 694-3487.

2.	Leveling course material may be included with removed asphalt if it does not exceed 30 percent of the total volume delivered.

3.	For quantities over 500 tons, the Contractor shall stockpile materials in a manner acceptable to the Municipality of Anchorage.

4.	The broken asphalt pieces shall be six inches or less in maximum dimension.

(10/15/93)R84A

202-2.05  PAVEMENT PLANING. Add the following Subsection:  The Contractor shall remove existing asphalt concrete pavement by cold planing at locations shown on the plans. The surface of the pavement after planing shall be uniformly rough grooved or ridged.

The Contractor shall remove all planed material from the project immediately after planing. Disposal areas shall be outside the project limits and in accordance with Subsection 202-2.04, Removal of Pavement, Sidewalks, Curbs, Etc.

During the planing operation, the Contractor shall sweep the streets with mechanical sweepers equipped with vacuum and water sprinkling devices to control dust and remove all loosened material from the planed areas. The removal operation shall follow within 50 feet of the planing machine.

The Contractor shall not allow traffic to travel on surfaces that have an abrupt longitudinal planed edge greater than 2 inches. In the event that it is necessary to route traffic across such edges, an asphalt concrete transition 2 feet in width shall be placed adjacent to the edge and to all gutters.

A tolerance of 1/8-inch shall be maintained by the planer between adjacent passes.

The Contractor shall remove existing asphalt concrete pavement overlay from gutters adjacent to the area being planed.

The existing curb and gutter not designated for removal shall not be damaged or disturbed. Any damage caused by the planing operation shall be removed and replaced by the Contractor at his expense.

The planing machine shall be specifically designed for the removal of bituminous pavement without the addition of heat. The cutting drum shall be a minimum of 60 inches wide and shall be equipped with cutting teeth placed in a variable lacing pattern to produce the desired finish.

The planing machine shall have the following capabilities:

1.	operating speeds from 0 to 40 feet per minute,

2.	self propelled,

3.	able to spray water at the cutting drum to minimize dust,

4.	able to remove material next to the gutter,

5.	designed so that the operator can at all times observe the planing operation without leaving the controls,

6.	adjustable as to slope and depth,

7.	longitudinal grade control automatically actuated by the use of a 30-foot ski, and

8.	able to cut up to 3 inches without producing fumes or smoke.

The Contractor shall provide a smaller machine to trim areas that are inaccessible to the larger machine at manholes, valve covers, curb returns, and intersections.

202-3.01  METHOD OF MEASUREMENT. Delete the third paragraph and substitute the following:  Removal of culvert pipe will be measured per each unit removed, regardless of length or diameter.

Add the following:  Removal of pavement within the excavation limits will not be measured separately for payment under this Section but will be paid for as Item 203(1), Common Excavation. Removal of temporary pavement will not be measured separately for payment but will be subsidiary to Item 401(6), Temporary Pavement.

Pavement planing will be measured by the square yard.

202-4.01  BASIS OF PAYMENT. Add the following: Mechanical sweepers required for the planing operation will be paid for under Item 643(27), Traffic Control Devices.

The work of planing pavement on portions of existing gutter will not be paid for separately but will be considered subsidiary to Item 202(15) Pavement Planing.

Removal of the manhole will be measured and paid for under Item 202(8) Removal of Inlets.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

202(4A)	Removal and Disposal of Culvert Pipe	Each

202(15)	Pavement Planing	Square Yard

(3/22/93)R143

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  DESCRIPTION. Add the following: Pole shoring will include all work required to maintain utility poles in a safe and serviceable condition during excavation and backfill operations, the subsequent removal of any shoring required, and then the backfill and compaction of the void after extraction.

Shoring may be required in areas of muck excavation to support the walls of the excavation during construction.

Standard Modifications

203-2.05  BORROW. Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.

Special Provisions

203-3.02  EMBANKMENT CONSTRUCTION. On page 96, delete the first sentence of the second paragraph, and substitute the following:  Roadway embankments shall be placed in horizontal layers not exceeding eight inches in thickness measured before compaction. Each layer of classified material shall have its joint offset from the joint below, longitudinally by one foot and transversely by 20-feet.

Standard Modifications

203-3.02  EMBANKMENT CONSTRUCTION. On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible. (5/7/91)M35

Special Provisions

203-3.02  EMBANKMENT CONSTRUCTION. Add the following:  Where the Plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements. Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in Contract Unit Prices except as provided for in Section 104 Scope-of-Work. (9/1/89)R23

203-3.03  CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL. Delete the second paragraph and substitute the following:  Embankment material shall be compacted to not less than 95 percent of the maximum density. Maximum densities will be determined by AASHTO T 180 in conjunction with AASHTO T 224 or ATM T-12. In place field densities will be determined by ATM T-3 or ATM T-11.

203-3.05  POLE SHORING. Add the following subsection:  Pole shoring is required prior to any excavation within 10 feet of a utility pole. This shoring may be provided by a line truck or three equally spaced steel H piles to be driven along the side of each pole to a minimum depth of 20 feet below the deepest excavation or to refusal.

The shoring pile shall be HP 10 x 42 steel piles of the required length. The minimum friction bearing capacity for each member shall be 10 tons. The Contractor shall maintain a record of equipment and field measurements to insure the required bearing strength. Attachment of the pole to the shoring pile shall be with 4 x 3/16-inch galvanized steel bands at two locations above grade. Wood wedge spacers shall be installed between the pole and the H-pile.

As soon as the Contractor has determined the method, extent and scheduling of excavation around all poles within the project, but no later than 30 days after receipt of Notice-to-Proceed, he shall schedule a field meeting with the Engineer and owning Utility. CEA requires 48 hour advance written notice of the field meeting. The Utility will determine the number of poles to be shored with a line truck or three piles based upon the Contractor's intended operation. These poles will then be marked, and the Contractor shall provide the appropriate shoring 24 hours after giving written notification to the Utility. If a change in the Contractor's operations further jeopardizes the pole, he will be required to provide shoring with three piles at no delay and with no additional payment.

All shored poles shall be backfilled and compacted in the same shift in which adjacent excavation is performed. After backfilling around the poles, the Contractor shall remove the supporting piling. He may either remove the steel shoring in total,  or he may cut it at the bottom of selected material, Type A. All wood materials within and below the structural section shall be removed. The resultant void shall be excavated to 4 feet below subgrade and backfilled in accordance with subsection 203-3.03,  Construction of Embankment with Moisture and Density Control. Wood materials outside the structural section may be cut off 12 inches below final grade. Backfill and compaction shall be in accordance with this section. The shoring will become the property of the Contractor.

The following poles shall be evaluated during the field meeting to determine if shoring is needed:

| POLE NO. | STATION/OFFSET | ANTICIPATED METHOD OF SHORING |
| --- | --- | --- |
| A23 | 23+12 40' RT | Three Pile |
| A22 | 25+35 46' RT | Three Pile |
| 0362 | 26+46 46' RT | Three Pile |
| 0367 | 27+96 48' RT | Three Pile |
| 0374 | 29+66 48' RT | Three Pile |
| A20 | 31+85 48' RT | Line Truck |
| A19 | 33+97 47' RT | Line Truck |
| A18 | 36+60 47' RT | Line Truck |
| A15 | 43+71 47' RT | Line Truck |
| A14 | 48+12 40' RT | Three Pile |
| A13 | 50+32 40' RT | Three Pile |
| A11A | 54+45 41' RT | Line Truck |
| A11 | 55+90 40' RT | Line Truck |
| A10A(0383) | 58+67 40' RT | Three Pile |
| A10(0397) | 60+95 39' RT | Three Pile |

203-3.06  EXCAVATION OF CONTAMINATED MATERIAL. Add the following subsection:  This work shall consist of removing fuel contaminated soils encountered during the excavation. Disposal of fuel contaminated soils shall be at a location approved by the Engineer.

1.	Determining Limits of Contaminated Soil. The exact limits of potential contaminated soil within the excavation can not be determined until the material is exposed. Once exposed, the soil shall be tested in accordance with Subsection 644-2.09, Contaminated Material Testing. A suspected area of contamination on this project is between Stations 28+00 and 33+00, left of centerline. Testing in this area will verify the contamination levels in the soils and determine if the soils can be disposed of as unclassified excavation or if they will require special handling.

Soils that have a response from photoionizing detector or equivalent instrument above ADEC cleanup Level A for petroleum hydrocarbons are considered to be "contaminated" and will require special handling and shall be disposed of in accordance with this Subsection.

2.	Worker Health and Safety. Prior to the excavation of any soils identified as contaminated, the Contractor shall assure that all personnel working in the area of potential contamination have received the State of Alaska, Department of Labor, Health and Safety Training. The Contractor shall provide the Engineer a list of all personnel and subcontractors that will be working within the area identified as being potentially contaminated.

The Contractor shall notify all personnel and subcontractors prior to their beginning Work at the site that they will be working in an area identified as being potentially contaminated with petroleum fuel.

3.	Contaminated Soil Removal and Segregation. In the event the Contractor must stockpile contaminated soil, a liner, cover and temporary fencing will be required. The size and location of the liner shall be as approved by the Engineer. The Contractor shall cover and secure the stockpile at the end of each work day. The Contractor shall be responsible for removal of the stockpile liner, safety fence and cover once the fuel contaminated soil is removed.

The method of disposal shall be in accordance with Department of Environmental Conservation guidelines for reducing BTEX or TPH in soils. Any additional testing required at the disposal site shall be done in accordance with Subsection 644-2.09, Contaminated Material Testing, unless otherwise directed by the Engineer.

Prior to the Contractor backfilling the excavation, random samples from the excavation (bottom and sides) shall be taken for confirmation testing.

Backfilling within the limits of the plan excavation shall meet the requirements for the item of work involved. Backfill outside of the plan excavation limits shall meet the requirements of Selected Material, Type C.

203-4.01  METHOD OF MEASUREMENT. Add the following:  The pole shoring will be measured once per each such pole designated and actually protected in the field as described above.

Add the following:  Item 203(28), Fuel Contaminated Soil Special Handling, will be measured for payment on a time and material basis in accordance with subsection 109-1.05, Compensation For Extra Work. Backfilling within the plan excavation limits will not be measured for payment but will be subsidiary to the respective items of work. Backfill outside of the plan limits will be measured as embankment construction.

The design, construction, installation, and removal of all shoring that may be required for the temporary support of excavation walls will not be measured for payment, but will be subsidiary to Item 203(4), Muck Excavation.

Standard Modifications

203-5.01  BASIS OF PAYMENT. Change Pay Items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types. (5/12/89)M12

Special Provisions

203-5.01  BASIS OF  PAYMENT. Add the following:  Removal of pavement within the excavation limits will be measured and paid for as Item 203(1), Common Excavation.

Payment for pole shoring will be full compensation for all labor, equipment, and materials required to protect the utility pole during construction. Removal of pole shoring will include removing the pile(s) and backfilling and compacting the shoring hole(s) after removal from each pole. Poles not requiring special protection will not be included for payment under these items.

Testing of fuel contaminated soils will be measured for payment under Item 644(8), Contaminated Material Testing. Backfill of the resultant holes shall be with Selected Material, Type C.

Excavating and disposing of fuel contaminated soil will be paid under Item 203(28), Fuel Contaminated Soil Special Handling. The Contractor will be paid on a time and materials basis for authorized Work in accordance with Subsection 109-1.05, Compensation for Extra Work. Backfilling within the limits of other items of work will not be paid for separately. Backfilling outside plan excavation limits will be paid for as embankment construction under this Section.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

203(20)	Pole Shoring with Line Truck	Each

203(23)	Pole Shoring with Three Piles	Each

203(24)	Removal of Pole Shoring	Each

203(28)	Fuel Contaminated Soil	Contingent

Special Handling	Sum

(9/1/89)R19

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 MATERIALS. Delete this subsection in its entirety and substitute the following:  Bedding and backfill materials shall meet the requirements for Selected Material, Type A, as specified in subsection 703-2.07 Selected Material. Pipe bedding and backfill material shall also pass the 3-inch sieve.

Selected Material, Type A pipe backfill shall extend a minimum of 12 inches above the pipe. Excavated native material shall be utilized for the remainder of the trench backfill if it meets the minimum requirements of Selected Material, Type C, as specified in subsection 703-2.07 Selected Material. Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material. All suitable material from structure excavation shall be used for bedding and backfill prior to using material from another source.

204-3.01  CONSTRUCTION REQUIREMENTS. Add the following to the third paragraph:  Native material may be utilized for electrical conduit bedding and backfill outside the pavement structure if it meets the minimum requirements of Selected Material, Type C, as specified in subsection 703-2.07 Selected Material. Compaction may be as approved by the Engineer. This material shall also meet the requirements of Section 660-2.01, Excavating and Backfilling.

(3/23/93)R25

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  MATERIALS. Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements for Grading D-1. (10/1/91)R116

Add the following after the first paragraph:  At the Contractor's option, recycled asphalt pavement (RAP) may be substituted for crushed aggregate base course, inch for inch, if the following conditions are met:

1.	RAP shall be crushed or processed to 100 percent by weight passing the 1½-inch sieve and 95 - 100 percent by weight passing the 1-inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| SIEVE | % PASSING BY WEIGHT |
| --- | --- |
| 1 | 100 |
| ¾ | 70-100 |
| _ | 50-90 |
| No. 4 | 35-78 |
| No. 10 | 20-65 |
| No. 40 | 8-40 |
| No. 80 | 5-25 |
| No. 200 | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAP.

301-3.01  PLACING. Add the following:  Base course material used for the sidewalk, pathway or median foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface. (9/1/89)R26

Within 5 days of completion of new paving, the Contractor shall pull material from the crushed aggregate base layer at shoulders to match the top edge of pavement.

301-3.03  SHAPING AND COMPACTION. Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern. The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds. The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip. Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed. Tires shall be inflated to 80 psi (+5 psi) and the roller shall have a minimum operating weight per tire of 3,000 pounds.

301-5.01  BASIS OF PAYMENT. Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, it will be paid for as Item 301(1), Crushed Aggregate Base Course at the unit price shown on the Bid schedule for that item.

(6/11/93)R176

Delete this Section in its entirety and substitute the following:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Standard Modifications

401-1.01  DESCRIPTION. This work consists of the furnishing and mixing of aggregate and asphalt cement at a central mixing plant and the hauling, spreading, and compaction of the asphalt concrete mixture on a previously prepared surface, all as specified in the contract and in reasonably close conformance with the lines, grades and thickness shown on the plans.

401-2.01  COMPOSITION OF MIXTURES. Mixtures shall be composed of aggregate and asphalt cement combined as specified for the type shown in the contract.

At least 15 calendar days prior to the production of asphalt concrete pavement mix, the Contractor shall submit the following to the Engineer:

1.	Notification that aggregate proposed for the mixture is available for sampling.

2.	A letter stating the proposed gradation for the Trial Job Mix Design, gradations for individual stockpiles, and blend ratio for each aggregate stockpile. Job Mix Design proposals by the Contractor shall be within the broad band gradations set in Table 703-3.

3.	A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in Section 702, manufacturer's certificate of compliance with Section 702, and a temperature viscosity curve for the asphalt cement.

4.	A 1/2 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

The Contractor shall accompany the Engineer during sampling, and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.

From this information, the Engineer will establish the Job Mix Design which shall become a part of the contract and shall be followed unless modified in writing. Job Mix Design test results will be available within 7 working days after submittal.

The Job Mix Design shall be determined by and shall conform to the requirements of ATM T-17.

Changes in the Job Mix Design warranted by changes in the aggregate or sources of aggregate shall be submitted by the Contractor in the same manner as the original submittal.

If the mixture is obtained from a commercial source, the Contractor shall submit a certified statement of its components and their proportions as outlined in these specifications for approval as the Job Mix Design.

The full tolerances specified below shall be applied to the approved Job Mix Design gradations and shall not be limited to the broad bands listed in Table 703-3. Tolerances shall not be applied to the largest specified screen.

| Sieve Size or Item | Tolerance (Percent Passing) |
| --- | --- |
| 3/4 inch | +/- 8% |
| 1/2 inch | +/- 7% |
| 3/8 inch | +/- 7% |
| No. 4 | +/- 7% |
| No. 8 | +/- 6% |
| No. 16 | +/- 6% |
| No. 30 | +/- 5% |
| No. 50 | +/- 4% |
| No. 100 | +/- 3% |
| No. 200 | +/- 3% |
| Asphalt % | +/- 0.4% |

Aggregate for temporary pavement shall meet the gradation requirements of subsection 703-2.04  Aggregate for Plant Mix Asphalt Pavement, for Asphalt Concrete Type III.

401-2.02  AGGREGATES. Aggregates shall conform to the requirements of Subsection 703-2.04.

401-2.03  FILLER. Filler shall conform to the requirements of AASHTO M 17.

401-2.04  ASPHALT CEMENT. The grade of asphalt cement will be specified in the contract. The asphalt cement shall conform to the applicable requirements of Section 702, Asphalt Materials. Asphalt cement may be conditionally accepted at the source. If the cement is to be conditionally accepted at the source, the Contractor shall provide a manufacturer's certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the cement is shipped.

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the cement supplied for the Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended while a new Job Mix Design proposal is submitted for approval.

401-2.05  ANTI-STRIP ADDITIVES. Anti-strip agents used shall be an approved type in the proportions determined by ATM T-14 and included in the approved Job Mix Design.

401-2.06  PROCESS CONTROL AND ACCEPTANCE.

1.	Process Control. Process control for production of aggregates shall be performed in accordance with Subsection 106-1.02.

A Paving and Plant Control Plan shall be submitted at a pre-paving meeting to be held a minimum of 5 working days prior to initiating paving operations. The Paving and Plant Control Plan shall outline the steps taken to assure product consistency and to minimize segregation and premature cooling of mixtures. This plan shall include a proposed testing frequency for gradation, asphalt content, and compaction. It shall also include a plan for the handling of or elimination of the wings on the paver hopper to prevent dumping and placement of cooled mix onto the roadway.

2.	Acceptance Testing by Department. The Department will perform sampling and testing for acceptance of the work in accordance with the Department's testing frequency guide and standard acceptance test methods specified below. Such testing may be done concurrently with the Contractor's process control testing. Acceptance test results will be available to the Contractor as soon as possible upon their completion.

Sampling for the determination of aggregate gradation will be from the aggregate cold feed, individual hot bins, or from the combined aggregate just prior to the introduction of the asphalt cement. All aggregate samples will be split and the second half made available to the Contractor.

Acceptance testing for asphalt cement content will be determined by ATM T-16, ATM T-23 or AASHTO T 164. Sampling for the determination of asphalt cement content will be from the mixture at the time of placement.

Samples taken for determination of density compliance shall be taken from the finished mat after final rolling. Acceptance testing for field density will be determined in accordance with ATM T-22 except as modified in Subsection 401-3.12, Compaction.

3.	Unacceptable Work or Material. Any mixture which is contaminated, segregated, or which does not otherwise conform to the specifications will be rejected and replaced at no additional cost to the Department with conforming material in accordance with Subsection 105-1.11, Removal of Unacceptable and Unauthorized Work. All costs associated with removal and replacement of unacceptable mixture shall be borne by the Contractor. At the discretion of the Engineer, unacceptable pavement may be overlaid with acceptable pavement at no additional cost to the Department.

CONSTRUCTION REQUIREMENTS

401-3.01  WEATHER LIMITATIONS. The mixture shall not be placed on a wet surface, or on an unstable roadbed, when the base material is frozen, or when weather conditions prevent the proper handling, compacting, or finishing of the mixture. No mixture shall be placed when the surface upon which the pavement is to be placed is at or below 35 degrees Fahrenheit.

401-3.02  BITUMINOUS MIXING PLANTS. Mixing plants shall conform to AASHTO M 156.

Proportioning (batch) scales shall not be used for weighing material for payment. Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

401-3.03  HAULING EQUIPMENT. Trucks used for hauling mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime solution or other manufactured asphalt release agent included in the Department's Approved Products List. Diesel or fuel oil shall not be used. Each truck shall have a cover of canvas or other suitable material of such size as to protect the mixture from the weather, when required, so that the mixture will be delivered on the road at the proper temperature.

401-3.04  ASPHALT PAVERS. Asphalt pavers shall be self-propelled units, provided with a heated vibratory screed and equipped with a paver control system which shall automatically control the laying of the mixture to specified transverse slope and specified longitudinal grade. The paver control system shall be automatically actuated by the use of a mobile string line, ski, or other approved grade follower. The length of the ski, mobile string line or other device shall be at least 30 feet in length.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation. The hopper shall be equipped with a distribution system to place the mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture. Screed extensions used for paving a constant width shall be heated and vibrated. Auger extensions shall be within 1.5 feet of the gates.

Extendible wings may be permitted for tapers, guardrail widening and approaches.

The use of a pickup machine to transfer the mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collection of the windrowed material without damage to the underlying course. The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any other detrimental effects are observed.

401-3.05  ROLLERS. Rollers shall be of the steel wheel and pneumatic tire type, self-propelled, in good condition, capable of reversing without backlash, and operated at speeds slow enough to avoid displacement of the mixture. The number and weight of the rollers shall be sufficient to compact the mixture to the required density and surface smoothness while it is still in a workable condition, and be capable of maintaining the pace of the paving operation. Specific roller requirements for construction of density "control strips" are further described in Subsection 401-3.12, Compaction. The use of equipment which results in crushing of the aggregate will not be permitted.

401-3.06  PREPARATION OF EXISTING SURFACE. When the surface of the existing pavement or old base is irregular, it shall be brought to uniform grade and cross section, as directed.

If determined necessary, the existing surface shall be cleaned of loose material by means of sweeping with a power broom, supplemented by hand sweeping as required.

Contact surfaces of curbing, gutters, manholes, and other structures shall be coated with a thin, uniform coating of prime or tack coat material prior to the asphalt concrete mixture being placed against them.

Surfaces which have received a prime or tack coat shall be allowed to cure, as directed, prior to placement of asphalt concrete mixture. Surfaces which have received an emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixtures.

401-3.07  PREPARATION OF ASPHALT CEMENT. A continuous supply of asphalt cement shall be supplied to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing temperature.

401-3.08  PREPARATION OF AGGREGATES. The aggregate for the mixture shall be heated and dried to a temperature compatible with the mix requirements herein specified. Flames used for drying and heating shall be properly adjusted to avoid damage to the aggregate and to avoid soot or unburned fuel on the aggregate.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5 percent (by total weight of mix), as determined by ATM T-25.

401-3.09  MIXING. The aggregate and asphalt cement shall be combined in the mixer in the amounts required to meet the Job Mix Design. Anti-stripping additive shall be furnished as required.

The materials shall be mixed until a complete and uniform coating of the particles and a thorough distribution of the asphalt cement throughout the aggregate is obtained. For batch plants, dry aggregate shall be in motion prior to the addition of asphalt cement. Wet mixing time shall be determined for each plant and for each type of aggregate used. The minimum percent of coated particles used to establish the mixing time interval shall be 98 percent using AASHTO T 195.

The temperature of the mixture at the time of mixing shall be as determined by the Job Mix Design.

401-3.10  TEMPORARY STORAGE OF ASPHALT MIXTURE. Temporary storing or holding of hot mixture in silo type storage bins will be permitted.

All the mixture drawn from the silo type storage bins shall conform to all of the requirements for asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

401-3.11  SPREADING AND FINISHING. The mixture shall be laid only upon stable surfaces approved by the Engineer, spread and struck off and compacted to the required thickness. Asphalt pavers shall be used to distribute the mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 401-3.13, Joints.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impractical, the mixture shall be spread, raked and luted by hand tools. For such areas the mixture shall be placed to the required compacted thickness.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor's control, in order to prevent lane edge drop-off. When the pavement edge drop-off exceeds 2 inches, shoulder material shall be placed against the pavement edge.

When multiple lifts are specified in the contract, the final lift shall not be placed until all lower lifts throughout that segment, as defined by the Paving Plan, have been placed and accepted.

Paving shall not begin until all adjacent concrete curb has been poured and cured for 72 hours or until satisfactory concrete strength is achieved.

Asphalt to be placed over bridge membranes shall not be placed until the membrane has cured to the proper state to prevent damage by the overlaying operation. Vehicles, except the spreader and trucks used for hauling the asphalt overlay mix, shall not be operated on the membrane. Paving machines used over the membrane waterproofing shall be rubber tired or rubber tracked. The Contractor shall adhere to the manufacturer's published minimum and maximum temperature limitations for asphalt overlay material. Steel-wheeled rollers only shall be used to compact the asphalt paving on the bridge decks. The use of vibratory rollers, with vibrator on, will not be permitted.

401-3.12  COMPACTION.

General. Immediately after the mixture has been spread, struck off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling. Rolling shall commence as soon as the rolling does not cause undue displacement, cracking or shoving. Any displacement occurring as a result of the reversing of the direction of a roller, or from other causes, shall be corrected promptly by the use of rakes and addition of fresh mixture when required. Care shall be exercised in rolling not to displace the line and grade of the mixture. Rollers shall move at a slow but uniform speed with the drive roll or wheels nearest the paver.

Unless otherwise directed, rolling shall begin at the sides and proceed parallel with the road centerline, each overlapping one-half the roller width, gradually progressing to the crown of the road. When paving in echelon or abutting a previously placed lane, the longitudinal joint shall be rolled first to provide pinching the material in place. On super-elevated curves the rolling shall begin at the low side and progress to the high side by overlapping of trips parallel with the centerline.

Along forms, curbs, headers, walls, and other places not accessible to the rollers, the mixture shall be thoroughly compacted with hot hand tampers or with mechanical tampers. On depressed areas, a trench roller may be used or cleated compression strips may be used under the roller to transmit compression to the depressed area.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

Control by Acceptance Strip.

1.	Control Strips. A control strip shall be constructed at the start of each course after the plant and equipment are providing a consistent mix, and repeated as ordered whenever:

a.	there is a change in the mix composition,

b.	routine tests indicate changes from results found in previous qualifying control strips.

c.	there is a change in pavement thickness, or

d.	there is a change in the underlying material.

Each control strip shall be constructed with the approved Job Mix Design. The control strip shall remain in place as a section of the completed work, provided it complies with requirements for gradations, asphalt cement content, adequacy of mixing and line and grade. It shall be removed and replaced at the Contractor's expense or accepted to remain in place in accordance with Section 105-1.03, Conformity with Plans and Specifications, and a new control strip constructed if it does not meet specification requirements. Paving operations may not proceed beyond the control strip until the mixture conformance to specifications has been confirmed and production paving is authorized.

Each control strip shall be one lane in width, 300 feet in length and shall be of the depth specified for the pavement course concerned.

Initial or breakdown compaction of a layer of the mixture shall be performed with a 2-axle tandem or a 3-wheel roller weighing at least 12 tons except that approved vibratory compacting equipment may be used for the initial or breakdown compaction if it is operated according to the procedures designated in the approval.

A pass shall be one movement of a roller in either direction. A coverage shall be as many passes as are necessary to cover the entire width being paved. Each coverage shall be completed before subsequent coverages are started.

The initial or breakdown compaction shall be followed immediately by intermediate rolling with a pneumatic-tired roller which exerts a tire pressure of at least 80 psi over the tire contact area. Coverages with a pneumatic-tired roller shall start when the temperature of the mixture is high as practicable and shall be completed while the temperature of the mixture is at or above 160 degrees F. Intermediate rolling shall be performed with a 2-axle tandem roller when breakdown rolling is performed with a pneumatic roller.

Each layer of mixture shall be additionally compacted, without delay, by a final rolling consisting of not less than one coverage with a steel-tired roller weighing not less than 8 tons. Compaction of the control strip shall commence as soon as possible after placement of the mixture and be continuous and uniform over the entire control strip.

The following rolling and density testing procedures shall be used on the control strip:

a.	Breakdown rolling. Fifteen-second minimum nuclear density counts shall be taken at three randomly selected locations after each roller coverage at each test site. Rolling shall continue until there is less than two pound increase in average density per roller coverage.

b.	Intermediate rolling. Rolling shall continue until at least three complete coverages have been made.

c.	Finish rolling. Fifteen-second minimum nuclear density counts shall be taken at three randomly selected locations after each roller coverage at each test site. The average density obtained after the first coverage shall be taken as a new beginning point. Final rolling shall continue until all roller marks are removed and there is less than two pound increase in average density per roller coverage.

d.	Density standard. One-minute density counts shall be taken at 10 randomly selected locations to determine the average density of the control strip. This is the density standard for the project until a new control strip is constructed. To confirm the adequacy of the compaction of the control strip, the Contractor shall take seven 6-inch minimum diameter core samples at randomly selected locations. The average density of these cores, as determined by ATM T-18, shall be at least 95 percent of the maximum specific gravity (as determined by AASHTO T 209) multiplied by 62.4.

2.	Acceptance Strips. Acceptance density testing will be accomplished while the pavement is hot enough to permit further densification if such is shown to be necessary.

The pavement courses shall be divided into acceptance strips consisting of not more than 500 tons for the purpose of defining areas represented by each series of density acceptance tests.

The types of rollers used and their relative positions in acceptance strip compaction shall be the Contractor's option, provided that at least 3 coverages of a pneumatic-tired roller having an 80 psi minimum contact pressure are applied.

The density of each acceptance strip will be evaluated based on the results of three tests with a portable nuclear test device performed at randomly selected sites within the acceptance section. Each test will consist of the average of two one-minute readings with the gauge rotated 90 degrees between readings. The average density obtained for the three test in each acceptance strip shall be at least 98 percent of the mean density obtained in the approved control strip. In addition, each individual test value obtained within an acceptance strip shall be at least 95 percent of the mean density of the control strip.

If either the average density of the acceptance strip or an individual test value does not meet the density requirements, the Contractor shall continue compactive effort until the required density is obtained.

After the required density has been attained in the acceptance strips, further finish rolling may be necessary to remove roller marks or other surface irregularities and to meet the required surface tolerances.

401-3.13  JOINTS. Joints shall be made in such manner as to ensure a continuous bond between old and new sections of the course. All joints shall present the same texture and smoothness as other sections of the course.

A thin tack coat of asphalt cement or emulsion shall be sprayed on all cold joints and allowed to break prior to placing fresh mixture against the joint.

Transverse joints shall be formed by cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.

The longitudinal joints in one layer shall offset those in the layer immediately below by approximately six inches. However, the joints in the top layer shall be at centerline or lane lines. Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset not more than one foot.

Pavement that is 1.5 inches or thicker shall be constructed with a modified wedge joint the entire length of the face of the exposed longitudinal joint between adjacent travel lanes. The taper shall have a maximum horizontal to vertical slope of 3:1 at the bottom and shall be vertical at the top for a height equal to the largest aggregate size.

Improperly formed joints resulting in surface irregularities shall be removed, full depth, replaced with new material, and thoroughly compacted. Attempting to roll out an improper joint after the material has cooled below 160 degrees Fahrenheit shall not be allowed. All pavement removal shall be precut to a neat line using a power driven saw.

401-3.14  SURFACE TOLERANCE. The surface will be tested after final rolling at selected locations using a 10 foot straightedge. The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.

401-3.15  PATCHING DEFECTIVE AREAS. Skin patching will not be permitted. Defective materials shall be removed for the full thickness of the course. The pavement shall be cut so that the sides are perpendicular and parallel to the direction of traffic and so that the edges are vertical. Edges shall be tack coated with asphalt cement or emulsion. Fresh mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements. The mixture shall be compacted to the density specified herein.

401-4.01  METHOD OF MEASUREMENT. Asphalt concrete pavement, asphalt cement, and temporary pavement will be measured by the ton or by the square yard in accordance with Section 109. The tonnage used shall be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement and anti-stripping additive in the mixture.

The method of measurement to be used for Asphalt Cement will be limited to one of the following procedures. The Engineer shall approve in writing the procedure to be used. The method used initially must be the one used for the duration of the project.

1.	Supplier's invoices minus waste, diversion and left-over. This method may be used on projects where deliveries are made in tankers and the plant is producing material for one project only. Tank stickings will be used to compute left-over. Waste and diversion will be computed in a manner to be determined by the Engineer.

2.	The weight of asphalt cement shall be calculated using the percent of asphalt cement multiplied by the total tonnage represented. Percent of asphalt cement shall be determined by ATM T-23.

The Engineer may direct at any time that tankers shall be weighed before and after unloading in the presence of the Engineer. If the weight determined at the project varies more than one percent from the invoice amount, payment will be based on the weight determined at the project.

401-5.01  BASIS OF PAYMENT. The accepted quantity will be paid for at the contract unit price for the pay item listed below, complete in place.

Anti-stripping additives will be paid on a contingent sum basis at a rate of $4.50 per 0.25 percent additive per ton of asphalt cement.

Special Provisions

A change order/directive is not required for anti-stripping additive. The approved mix design will initiate Item 401(4), Anti-Stripping Additive at the prescribed rate. (5/3/93)R169

Separate payment will not be made for asphalt cement or anti-stripping additive for Item 401(6), Temporary Pavement. Removal of temporary pavement will not be paid for separately, but will be subsidiary to Item 401(6), Temporary Pavement.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1)	Asphalt Concrete Pavement, Type __, Class __	Ton

401(2)	___ Asphalt Cement	Ton

401(4)	Anti-Stripping Additive	Contingent

Sum

401(6)	Temporary Pavement	Ton

When more than one type of Asphalt Concrete Pavement or Asphalt Cement appears on the plans and bid schedule, letter suffixes will be included within the parentheses of the pay item numbers in order to differentiate between different types. (2/1/94)M61

SECTION 402

TACK COAT

Special Provisions

402-2.01  ASPHALT MATERIAL. Delete "CSS-1" and substitute "STE-1".

402-3.04  DILUTION OF ASPHALT MATERIAL. Delete this subsection in its entirety.

402-3.05  APPLICATION OF ASPHALT MATERIAL. Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.02 to 0.10 gallons".

402-5.01  BASIS OF PAYMENT. Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

402(3)	STE-1 Asphalt for Tack Coat	Ton

(2/26/93)R33

SECTION 501

STRUCTURAL CONCRETE

Standard Modification

501-3.01  PROPORTIONING. Under Item 1., Determining the Proportions and Batch Weights, add the following to the second paragraph:  Material properties shall be determined in accordance with the following test methods:

| Property | Test Method |
| --- | --- |
| Slump | AASHTO T 119 |
| Air Content | ATM T-8 |
| Compressive Strength | AASHTO T 22 |
| Unit Weight | AASHTO T 121 |
| Cement Content | AASHTO T 121 |

(7/2/93)M51

Special Provisions

501-1.01  DESCRIPTION. Add the following:  This work shall also consist of construction of cast-in-place concrete retaining walls as shown on the plans.

Excavation and backfill required for the retaining walls shall be in accordance with Section 205.

501-2.01  MATERIALS. Add the following:  Reinforcing steel shall conform to the requirements of Section 503.

Concrete surface treatments shall conform to the requirements of Section 510.

501-3.01  PROPORTIONING. Revise this Subsection as follows:  In Table 501-1 Class of Concrete, under the category Coarse Aggregate Gradation, AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S and W concrete. (9/1/89)R37

501-3.02  BATCHING. Add the  following to Item 5. Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, moisture content of the various aggregates and the individual truck water meter reading when batched, for each truck load or batch of concrete supplied. (7/2/93)S54.

501-3.06  PLACING CONCRETE. Replace the last sentence of Item 2. Pumping Concrete with the following:  Concrete samples for testing shall be taken at the discharge end of the pipe. The Contractor shall provide the necessary samples of concrete as directed. (7/2/93)S65.

501-4.01  METHOD OF MEASUREMENT. Delete the fourth paragraph and substitute the following:  Individual quantities of concrete, steel, and other materials for Items 501(8) Cast-in-Place Concrete Cantilever Retaining Wall and 501(9) Cast-in-Place Concrete Sidewalk Walls will not be measured separately but will be considered subsidiary to Items 501(8) and 501(9).

Any shoring or bracing required to avoid encroaching on adjacent property during construction of retaining walls will not be measured separately, but will be subsidiary to Items 501(8) and 501(9).

501-5.01  BASIS OF PAYMENT. Add the following:  The lump sum price for Items 501(8) Cast-in-Place Concrete Cantilever Retaining Wall and 501(9) Cast-in-Place Concrete Sidewalk Walls will be full compensation for all labor, equipment, and materials required for construction of all walls of each type, complete and in place. Structural excavation, temporary shoring, porous backfill, and reinforcing steel for cast-in-place concrete walls will not be paid for separately, but will be subsidiary to Items 501(8) and 501(9).

Graffiti protection for the retaining walls will be paid for under Section 510.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

501(8)	Cast-in-Place Concrete Cantilever Retaining Wall	Lump Sum

501(9)	Cast-in-Place Concrete Sidewalk Walls	Lump Sum

Add the following Section:

SECTION 510

CONCRETE SURFACE TREATMENTS

Special Provisions

510-1.01  DESCRIPTION. This work consists of providing graffiti protection on all walls and surfaces designated on the plans.

510-2.01  MATERIALS. Graffiti protection shall be a two step system designed specifically for this use consisting of a single component clear acrylic base coat over which a clear urethane finish coat are applied. This material is not a sealer or vapor barrier. No appreciable discoloration will be allowed. The Contractor should be aware that these materials require special precautions, and shall be applied by trained personnel.

510-3.02  GRAFFITI PROTECTION. All concrete surfaces shall have set at least 28 days before any coatings are used. The base coat shall be applied with a roller or sprayer in accordance with the manufacturers recommendations. After 72 hours, two coats of the finish coat shall be applied. Appropriate masking may be required.

510-4.01  METHOD OF MEASUREMENT. Graffiti protection will be measured by the square foot of surface area designated by the Engineer.

510-5.01 BASIS OF PAYMENT. Payment for retaining wall treatments will be full compensation for all labor, equipment, and materials required to complete the walls in accordance with the plans and specifications.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

510(2)	Graffiti Protection	Square Foot

(9/1/89)R41

SECTION 603

CULVERTS AND STORM DRAINS

Special Provisions

603-2.01  MATERIALS. Add the following to the list of materials:

Corrugated Polyethylene Pipe			706-2.07

Replace the first sentence of the second paragraph with the following:  When Item 603(17), Pipe is listed in the bid schedule, the Contractor shall have the option of furnishing either Corrugated Steel Pipe, Corrugated Aluminum Pipe, or Corrugated Polyethylene Pipe.

Add the following to the last paragraph:  Heights of cover for corrugated polyethylene pipe shall be the same as for aluminum culvert pipe except the minimum cover shall be 2 feet.

603-2.01  MATERIALS. Add the following:  Culvert marker posts shall meet the requirements of Subsection 730-2.05 Delineator Posts, for Item 2. Flexible Posts. The color shall be blue with no other markings. The 2½-inch by 72-inch post shall be rectangular in cross section with reinforcing ribs capable of a minimum bending radius of 9 inches.

603-3.04  JOINING PIPE. Add the following paragraph:  Polyethylene pipe couplings shall be corrugated to match the pipe corrugations and their width shall not be less than one half the nominal pipe diameter.

603-3.06  CULVERT MARKER POSTS. Add the following Subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer. Forty-two inches of post shall remain above the ground after driving.

603-4.01  METHOD OF MEASUREMENT. Add the following:  Culvert marker posts and debris grates will not be measured for payment.

603-5.01  BASIS OF PAYMENT. Add the following:  Culvert marker posts and debris grates will not be paid for directly, but will be subsidiary to Item 603(17), Pipe.

Payment for Items 603(16), __-Inch Branch Connection and 603(26), End Section for 18 x 24-Inch Pipe Arch, will be made for each unit installed and accepted.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

603(16)	__-Inch Branch Connection	Each

603(22)	__ Inch Corrugated Polyethylene Pipe	Linear Foot

603(26)	End Section for 18 x 24-Inch Pipe Arch	Each

SECTION 604

MANHOLES AND INLETS

Standard Modifications

604-2.01  MATERIALS. Add the following to the list of materials:

Flexible Watertight Gaskets	705-2.05

(7/2/93)M52

Special Provisions

604-3.01  CONSTRUCTION REQUIREMENTS. Add the following to the beginning of the second paragraph:  All access manholes, regardless of type, that fall within a concrete sidewalk or asphalt pathway shall be constructed with a frame and cover cast with a rough cobbled grit surface, or specifically designed to hold fill. The recessed covers shall be depressed a minimum of 1-inch, and be suitable for concrete or asphalt fill, as applicable.

Add the following to the fifth paragraph referencing the reconstruction of manholes:

5.	The work necessary to rotate the cone or reducing slab to align the manhole or inlet casting as detailed on the Plans. To align the access stairs, the Contractor will have the option of rotating the barrel sections or installing new steps.

6.	The work and materials necessary to salvage the frame and grate, to remove and dispose the reducing slab and adjusting rings, and to install a new cover slab (reducing slab without an access hole).

Add the following:  Those manholes which by design must fall within the paved roadway surface shall be aligned such that the casting will not be in the wheel tracks of any driving lane, or the flow line of the gutter pan.

When new pipe is installed in an existing manhole, a hole shall be cleanly cut by approved means at the invert elevation given on the Plans and 2 inches larger than the outside diameter of the new pipe. The joint shall then be grouted with non-shrinking cement mortar.

All curb inlet structures shall have a 3-inch formed hole approximately 2 feet below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation. The Contractor shall be responsible for keeping the openings functional, which may require temporary dikes, RMC extensions, etc., as necessary. These holes shall be filled with grout upon final paving.

Standard drainage structure steps shall be cast during structure pour or installed before concrete hardens.

604-4.01  METHOD OF MEASUREMENT. Add the following:  Frames, grates, and lids, will not be measured for payment.

604-5.01  BASIS OF PAYMENT. Add the following:  Frames, grates, and lids, are subsidiary to the drainage structure.

Delete Item 604(1) Storm Sewer Manhole and add the following new pay items:

Pay Item No.	Pay Item	Pay Unit

604(1A)	Storm Drain Manhole, Type I	Each

604(1B)	Storm Drain Manhole, Type II	Each

(9/1/89)R43

SECTION 606

GUARDRAIL

Special Provisions

606-1.01  DESCRIPTION. Add the following:  This work shall also consist of installing concrete barrier at the locations shown on the plans.

606-3.06  CONCRETE BARRIER. Add the following subsection:  Concrete barriers shall be cast-in-place as indicated on the plans. Alternative methods must be approved by the Engineer.

Concrete barrier shall be constructed under the general requirements of Section 501. Reinforcing steel shall be epoxy coated and shall conform to ASTM A-615, Grade 60. Smooth dowels shall conform to AASHTO M-183 (A36) steel and AASHTO M232 (A153) galvanizing. Lubricating grease for dowels shall be commercial quality and shall be identified as multipurpose, automotive and industrial, NLGI, No. 2, Water resistant.

Expansion joints shall be provided every 75 feet and contraction joints shall be provided every 12.5 feet.

606-4.01  METHOD OF MEASUREMENT. Add the following:  Concrete Barrier will be measured by the linear foot.

606-5.01  BASIS OF PAYMENT. Add the following:  Payment for Item 606(15) Concrete Barrier will include all concrete, reinforcing, dowels, grease, joint fillers, and incidentals required to construct the barrier as shown on the plans.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

606(15)	Concrete Barrier	Linear Foot

(10/1/91)R128

SECTION 608

SIDEWALKS

Special Provisions

608-1.01  DESCRIPTION. Add the following:  This work shall also consist of construction of asphalt pathways and median paving as shown on the plans.

608-2.01  MATERIALS. Add the following:  AC-5 asphalt cement shall be used for the asphalt concrete pavement mix for asphalt pathways and medians, and shall conform to the requirements of subsection 702-2.01  Asphalt Cements. Aggregate shall meet the gradation requirements of subsection 703-2.04  Aggregate for Plant Mix Asphalt Pavement, for Asphalt Concrete Type III. In addition, the asphalt concrete shall conform to the following:

Marshall Stability, pounds, minimum			1000 lbs

Voids, Total Mix, percent					2-5%

Compaction Blows per Side					50

608-3.03  ASPHALT PATHWAYS AND MEDIANS. Add the following subsection:  Asphalt pathways and medians shall be constructed in accordance with Subsection 608-3.02, Asphalt Sidewalks.

608-4.01  METHOD OF MEASUREMENT. Add the following:  Asphalt pathways and medians will be measured by the ton in accordance with Section 109, Measurement and Payment. Asphalt cement will not be measured for payment.

Additional asphalt pavement used for matching existing surfaces such as paved parking lots behind a new pathway will be measured and paid for under this Section.

608-5.01  BASIS OF PAYMENT. Add the following:  Asphalt pathway and median paving will be paid for by the ton under Item 608(8), Asphalt Pathways and Medians. Asphalt cement used in asphalt pathway and median paving will not be paid for directly but will be subsidiary to Item 608(8) Asphalt Pathways and Medians. Bed course materials, as detailed on the plans, will be furnished, placed, and paid for under their respective bid items.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

608(8)	Asphalt Pathways	Ton

and Medians

SECTION 609

CURBING

Standard Modifications

609-2.01  MATERIALS. Replace paragraphs 2, 3, and 4 with the following:  Concrete shall conform to Section 501, Structural Concrete, Class A, except that the slump shall be less than 2 inches for concrete placed by the extrusion or slip-form process. (7/2/93)M53

Special Provisions

609-3.04  CURB RAMPS. Add the following:  Curb ramps adjacent to concrete sidewalks shall have pigment thoroughly mixed to a depth of ½-inch. Color in the dry state shall closely match FED-STD-30152 (brick red). Curb ramps adjacent to asphalt pathways shall have no added coloring. (8/25/92)R162

SECTION 615

STANDARD SIGNS

Special Provisions

615-2.01  MATERIALS. Add the following to the end of the first sentence of the fifth paragraph:  "and the Alaska Traffic Manual."

Delete paragraphs 7 and 8 (the fourth and fifth paragraphs on page 315) and substitute the following:  Sign posts and bases shall be of the types specified.

Concrete for steel-reinforced slip base and breakaway base foundations shall be Class A, conforming to the requirements of Section 501, Structural Concrete. Concrete for other sign foundations may be Class W.

(5/7/91)S42

Add the following:  Wide flange posts shall also be hinged and equipped with the multi-directional breakaway load concentration coupler hinge plates.

615-3.01  CONSTRUCTION REQUIREMENTS. Add the following to the sixth paragraph:  When existing signs are to be salvaged the remaining foundation shall be removed, abandoned in place, or if located within the roadway structural section shall be disposed of in a manner as approved by the Engineer. If they are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than one foot below roadway subgrade or unimproved ground, whichever applies. All signs and posts at a single installation shall be considered as one unit.

Add the following after the sixth paragraph:  Salvaged sign panels shall be delivered to the State Maintenance Yard at 5820 East Tudor Road.

615-3.02  SIGN PLACEMENT AND INSTALLATION. Add the following:  Existing signs shall not be removed without authorization from the Engineer. They shall be kept in service until either the new signs have been installed, or they are no longer needed. As the work progresses, if their locations do not conform to Standard Drawing S-05, they shall be reinstalled at locations approved by the Engineer.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign. Installation dates shall be written in the format of month/day/year, using black permanent marker, with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installation.

615-4.01  METHOD OF MEASUREMENT. Add the following to the second paragraph: Concrete used for sign bases will be considered subsidiary to other work under this section and will not be measured for payment.

615-5.01   BASIS OF PAYMENT. Add the following:   Payment for keeping existing signs in service until they are no longer needed, or temporarily relocating existing signs, will not be paid for directly, but will be subsidiary to Item 615(7), Salvage Signs.

(2/14/92)R50

SECTION 618

SEEDING

Special Provisions

618-1.01  DESCRIPTION. Delete this Subsection and substitute the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be overlaid with topsoil and seeded with Type A seed mix. This work shall consist of tracking the soil, followed by the application of seed, mulch, fertilizer and water. It is intended to provide a living ground cover as soon as possible on all slopes.

Seeding, Type B shall be applied as specified at the location shown on the plans. This work shall consist of hand scarifying the soil, hand broadcasting the seed, and raking seed into the soil.

618-2.01  MATERIALS. Add the following to the list of Material Specifications:

Mulch	Subsection 727-2.01

618-3.01  SOIL PREPARATION. Add the following:  Seeding, Type A shall be applied as detailed below immediately after the shaping of the slopes. All slopes to be seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board. The resultant indentations shall be perpendicular to the fall of the slope. This should be completed as soon as topsoil is placed on the slopes. The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted. Where the fill is adjacent to  wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not encroach on the wetlands.

Seeding, Type B shall be applied as detailed below after disturbing or scarifying the soil to an approximate depth of 1-inch.

618-3.03  APPLICATION. In the first sentence of subparagraph b., under numbered paragraph 1. Hydraulic Method, delete the following:  "Item 619(1),".

Add the following:  Seeding, Type A, mulch and fertilizer shall be applied as follows per 1,000 square feet. The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations. If the hydraulic method for seed and mulch is used, it shall be made in one application. All fertilizer shall be applied by the hydraulic method.

Application

Item			Ingredients	Rate per MSF

Seeding, 		Creeping Red Fescue	0.20 lb.

Type A		Alsike or Dutch White Clover	0.20 lb.

Kentucky Bluegrass(Nugget, Park, or Marion)	0.50 lb.

Annual Ryegrass (Lolium)	0.10 lb.

TOTAL =      1.00 lb.

Mulch	35.0 lb.

Fertilizer	20-20-10	12.0 lb.

Seeding, Type B shall be broadcast by hand or by hand broadcast seeder. Application rate shall be as shown in the following table for 1000 square feet. Seed shall be raked into the soil, using a hand rake, after sowing.

Application

Item               Ingredients	Rate per MSF

Seeding,	American Sloughgrass (Egan)	1.0 lb.

Type B

Total   1.0 lb/MSF

The Contractor shall not remove the required tags from the seed bags.

618-3.04  MAINTENANCE OF SEEDED AREAS. Add the following:  A reapplication of fertilizer shall be applied with water between May 1 and September 15 of the year following seeding, Type A at a rate of one-half the initial application.

A reapplication of fertilizer is not required for areas using Type B seed mix. Reseeding of areas using Type B seed mix is not required.

618-4.01  METHOD OF MEASUREMENT. Delete the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (dry measure) accepted in place. The amount of fertilizer, mulch and water for application used in this work, including any required reseeding, will be subsidiary to this item and will not be measured separately for payment.

Delete the last paragraph.

618-5.01  BASIS OF PAYMENT. Add the following:  Fertilizer, mulch and water for application, including any required reseeding, will not be paid for directly, but will be subsidiary to Seeding, Type A.

The work described under Subsection 618-3.01 Soil Preparation will not be paid for directly but will be subsidiary to seeding items.

Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to Seeding, Type A.

(10/1/91)R52

SECTION 620

TOPSOIL

Special Provisions

620-2.01  MATERIALS. Delete this subsection in its entirety and substitute the following:  Topsoil shall conform to the requirements of Section 726 for Class A.

620-4.01  METHOD OF MEASUREMENT. Add the following:  Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1) Topsoil.

(4/21/93)R53

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01  DESCRIPTION. Add the following:  This work shall also include the adjustment of existing valve boxes and sanitary sewer cleanouts to final grade.

For purposes of these Special Provisions, AWWU shall mean Anchorage Water and Wastewater Utility at (907) 564-2785. This work shall include the installation, testing, flushing, and chlorination or hand cleaning of water systems for acceptance by AWWU Construction Section. The Contractor shall also provide as-builts in accordance with the conditions prescribed herein.

When working around and/or adjusting the AWWU water valves, the Contractor shall exercise due care. Prior to commencement of work by the Contractor, AWWU shall check and correct deficiencies which may exist in any valve or valve box. The Engineer and Contractor shall witness the condition and location of each valve or valve box. Failure to participate in the inspection by the Contractor will result in his forfeiting all rights to deny damages at a later date during the course of the work. Notice that the Contractor is ready for the above inspection shall be in writing to AWWU and shall be submitted giving at least 48 hours notice. The Contractor shall also furnish a copy of the notice to the Engineer.

It shall be the Contractors responsibility to protect and maintain all valves and valve boxes in an operable condition during all phases of construction. If at any time after the inspection as outlined above, AWWU finds a valve or valve box damaged or rendered inoperable by the Contractor, the Contractor shall repair them at his own expense.

CONSTRUCTION REQUIREMENTS

627-3.01  GENERAL. Add the following before the first paragraph:  AWWU, through the Engineer, reserves the right to suspend the water system installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections. Suspensions of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

The Contractor shall furnish to the Engineer complete installation drawings for the project prior to fabrication. All restrained joint areas shall be detailed to include fittings, piping and deflection points. The Contractor shall provide design calculations, prepared and sealed by a licensed professional engineer, registered in the State of  Alaska, for all restrained joint areas to assure adequate, ability to resist longitudinal forces and compliance with the Contract Documents.

If construction or excavation require the removal of any existing privately owned facilities on the provided water easements or temporary construction permits, the Contractor shall be responsible for coordinating with the owner and for reestablishing lawns, driveways, parking lots, etc., at unit bid prices. Any restorative work will be completed as soon as practicable after the installation, but in no case shall the period of time exceed 2 weeks.

Add the following to the third sentence of the third paragraph:  "or so proper alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled."

Add the following to the eighth paragraph:  Concrete thrust blocks or tie back rods of the type shown on the plans shall be installed where the pipe line terminates or changes alignment, utilizes a tee, cross, bend, reducer, or similar fitting. Either poured-in-place or precast thrust blocks are acceptable if the minimum base area is sufficient as shown on the plans.  Concrete for the thrust blocks shall be Class A. If the Contractor elects to use poured-in-place thrust blocks, all pipe and fittings exposed to concrete shall be double wrapped with 4-mil Visqueen, or equal, prior to placement of the concrete. Poured-in-place thrust blocks shall be cured a minimum of 7 days prior to the application of any hydrostatic loads.

Add the following:

Water Service Connection. All service lines 2-inches and smaller shall be constructed of seamless, soft drawn, Type K copper. All service lines larger than 2-inches shall be constructed of ductile iron pipe, with two 3/4/-inch tie rods installed on each service line from the main to the property line.  connection of service lines larger than 2-inches shall be accomplished by AWWU connection crews, a minimum of 48 hours notice shall be provided prior to the required time of connection.

Final Acceptance. The Contractor shall, upon completion of all work involved, notify the Engineer in writing of completion and request a pre-final inspection of the project. This inspection will be performed in the presence of the Engineer, AWWU, and the Contractor.  Copies of a list of deficiencies, if any, indicated by  this inspection will be furnished to the Contractor for remedial action. When all corrective action has been completed, the Contractor shall notify the Engineer, and an acceptance inspection will be performed.

627-3.02  INSTALLATION OF CONDUIT. Add the following to the second paragraph:  However, at a sufficient distance prior to encountering a known obstacle or tying into an existing pipe, the Contractor shall expose and verify the exact location of the obstacle or pipe so proper alignment and grade may be determined before the pipe sections are laid in the trench and backfilled. The costs incurred for removal and realignment of backfilled conduit sections due to improper verification methods shall be borne by the Contractor.

Delete the eighth paragraph and substitute the following:  Deflections from a straight line or grade, as required by vertical curves, horizontal curves, or offsets shall not exceed 50 percent of the manufacturer's recommended maximum deflection. If the alignment requires deflection in excess of the above limitations, the Contractor shall furnish special bends to provide angular deflections within the limits allowable. Wherever possible, the Contractor shall achieve the desired deflection by taking advantage of reduced deflections over multiple joints. Short-radius curves and closures shall be formed by shorter lengths of pipe, bevels, or fabricated specials.

A maximum 0.2-foot deviation from design alignment and elevation will be allowed. Both line and grade shall be checked and recorded in a field book for each piece of conduit and appurtenance installed. All adjustments to line and grade shall be done by scraping away or filling the earth under the body of the pipe and not by blocking or wedging up.

The Contractor shall have survey instruments such as transit and level for transferring alignment and grades from offset hubs. He shall also have in his employ a person who is qualified to use such instruments and who shall have the responsibility of placing and maintaining such construction guides. The Contractor shall furnish to the Engineer a copy of the surveyor's record notes for the newly-installed conduit and appurtenances. The practice of placing backfill over a section of conduit to provide a platform for the instruments shall be subject to the approval of the Engineer.

Conduit that has the grade or joint disturbed after laying shall be taken up and relaid. Water shall be kept out of the trench until the jointing is  completed.

Add the following:

Conduit Joints. Conduit that has the grade or joint disturbed after laying shall be taken up and relaid.  Water shall be kept out of the trench until the jointing is completed.

The Contractor has the option of using either mechanical or push-on joints for conduit installed in trenches, except in those areas where restrained joints are required. All joints shall conform to the requirements of AWWA C-600.

The Contractor will be required to use mechanical joints on all fire hydrant leads. The Engineer may check any or all mechanical joints to assure proper torque as specified by the manufacturer.

Conduit Wrap. The outside of all ductile iron and cast iron pipe, fittings, valves and other appurtenances used in water line construction shall be encased with 1 layer of 8-mil thick (0.2 mm) polyethylene film. The polyethylene encasement shall be installed using any the following three methods:

Method A

1.	Cut polyethylene tube to a length approximately 2- feet longer than the length of the pipe section.  Slip the tube around the pipe, centering it to provide a 1-foot overlap on each adjacent pipe section and bunch it accordion-fashion lengthwise until it clears the pipe.

2.	Lower the pipe into the trench and make up the pipe joint with the preceding section of pipe. A shallow bell hole must be made at the joints to facilitate installation of the polyethylene tube.

3.	After assembling the pipe joint and testing the bonded joint, make the overlap of the polyethylene tube. Pull the bunched polyethylene from the preceding length of pipe, slip it over the end of the new length of pipe, and secure in place. Then slip the end of the polyethylene from the new pipe section over the end of the first wrap until it overlaps the joint at the end of the preceding length of pipe. Secure the overlap in place.  Take up the slack width to make a snug, but not tight fit along the barrel of the pipe, securing the fold at quarter points.

4.	Repair any rips, punctures, or other damage to the  polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place. Proceed with installation of the next section of pipe in the same manner.

Method B

1.	Cut polyethylene tube to a length approximately 1- foot shorter than that of the pipe section. Slip the tube around the pipe, centering it to provide 6-inches of bare pipe at each end. Take up the slack width at the top of the pipe to make a snug, but not tight, fit along the barrel of the pipe, securing the fold at quarter points; secure the ends as described in Method A.

2.	Before making up a joint, slip a 3-foot length of polyethylene tube over the end of the preceding pipe section, bunching it accordion-fashion lengthwise. After completing the joint, pull the 3-foot length of polyethylene over the joint, overlapping the polyethylene previously installed on each adjacent section of pipe by at least 1- foot; make each end snug and secure as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place. Proceed with installation of the next section of pipe in the same manner.

Method C

1.	Cut polyethylene sheet to a length approximately 2-foot longer than that of the pipe section.  Center the cut length to provide a 1-foot overlap on each adjacent pipe section, bunching it until it clears the pipe ends. Wrap the polyethylene around the pipe so that it circumferentially overlaps the top quadrant of the pipe. Secure the cut edge of polyethylene sheet at intervals of approximately 3-foot.

2.	Lower the wrapped pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at joints to facilitate installation of the polyethylene.  After completing the joint, make the overlap and secure the ends as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place. Proceed with installation of the next section of pipe in the same manner.

Thrust Restraint. Concrete thrust blocks, tie back rods or restrained joints of the type shown on the plans, or specified herein, shall be installed where the pipe line changes alignment utilizing a tee, cross, bend, or similar fitting.

Conduit ends left for future connections shall be plugged or capped and anchored as shown on the plans, or as directed by the Engineer.

627-3.04. Add the following:  Valves shall be installed where shown on the plans. The interiors of all valves shall be cleaned of all foreign matter before installation. If the valve is at the end of the line, it shall be plugged prior to backfilling. The valve shall be inspected by a representative of AWWU, in the open and closed positions to ascertain that all parts are in good working condition.

627-3.05. Delete the first paragraph and substitute the following:  Valve boxes shall be installed over the valves as shown on the plans, with base section centered over the operating nut of the valve and resting on well compacted backfill. Top sections shall be so set as to allow equal movement above and below finished grade, final elevation to be 1/4-inch below finished grade of pavement unless otherwise directed.  Top of base section shall be approximately on line with nut at top of valve stem, and the entire assembly shall be plumb.

Dewatering Of Trench. Trench dewatering may be required for proper installation of the new water system and to protect adjacent utilities and property. The  Contractor shall dispose all water from the trench in accordance with Anchorage Municipal Code, Section 15.40 and in a manner approved by the Engineer. All ground water shall be screened to prevent debris from entering creeks, lakes, ponds, wetland areas and drainage systems. The Contractor is advised that he is responsible for securing all necessary permits and approvals for disposal of water from trench dewatering.

No separate payment shall be made for dewatering, and any dewatering effort shall be considered incidental to  the bid item under construction or to the Contract.

The Contractor shall submit (in writing) to the Engineer, and obtain approval and acceptance (in writing) from the Engineer, a groundwater management plan prior to commencement of any work.

Add the following after the second paragraph:  In areas where running sand is encountered, provisions shall be made to restrict sand from entering the bottom section of the valve box.

The Contractor shall expose all valve boxes for pre- final and final inspection. After final inspection of the valves located in unpaved areas, sawdust shall be poured directly over the valve box lid and covered with gravel to facilitate location in the future.

627-3.06  TESTING WATER SYSTEM. Delete in its entirety and substitute the following:  The Contractor shall provide all labor, equipment and materials necessary to complete the testing as specified herein. The contractor shall notify the Engineer and AWWU 48 hours in advance (two working days) prior to any test.  AWWU's representative and the Engineer shall be present during all tests. Two hours notice in advance of the scheduled time shall be given to the Engineer and AWWU if the test is to be postponed or canceled. In the event AWWU has not been notified of cancellation and the Contractor is not prepared for the test as scheduled, the Contractor shall reimburse AWWU for all expenses incurred. These will include, but not be limited to wages, transportation, and administrative costs.

1.	Flushing. All  newly installed water conduit shall be open-bore flushed to remove any foreign matter. A detailed plan for cleaning of the lines shall be submitted to the Engineer for review and approval prior to commencement of work.

"Open-bore" flushing shall be accomplished prior to hydrostatic testing and disinfection at all extremities including all stubouts and dead-ends. The Contractor shall furnish, install and remove all fittings and conduit necessary to perform the flushing. Under no circumstances will "open-bore" flushing through hydrants or reduced outlets be permitted.

All flushing of newly-installed conduit shall be accomplished between the hours of 1:00 AM and 6:00 AM, unless otherwise authorized by the controlling Water Utility. Flushing shall be considered subsidiary to this work and no separate payment  will be made.

2.	Hydrostatic Testing. A hydrostatic test shall be conducted on all newly-constructed water conduit, fire hydrant leads and stub-outs after "open-bore" flushing in the presence of the Engineer and the Water Utility in accordance with the requirements of AWWA C-600 unless hereinafter modified. The Contractor, at his option, may either use a pressure test or a leakage test.

The Contractor shall furnish all necessary assistance, equipment, labor, materials and supplies (except the test pressure gauge) necessary to complete the test to the satisfaction of AWWU. The Contractor shall suitably valve off or plug the outlet to the existing or previously- tested water main at his expense, prior to making the required hydrostatic test.

Prior to testing, all air shall be expelled from the conduit. If permanent air vents are not located at all high points, the Contractor shall, at his expense, install corporation cocks at such points so the air can be expelled as the conduit is slowly filled with water.

Where any section is provided with poured-in-place concrete thrust blocks for fittings or hydrants, the hydrostatic test shall not be made until at least 7 days after installation of the thrust blocks unless otherwise approved by the Engineer.

No hydrostatic test section shall exceed 1000-feet in length unless approved by AWWU in writing. All main line valves, fire hydrant auxiliary valves, fire hydrant main valves and plugs shall be tested. All intermediate valves within the section being tested will be fully closed and reopened as directed by the Engineer during the actual test. Only static pressure will be allowed on the opposite side of the end valves of the section being tested.

All hydrostatic testing will be performed through test copper. Use of fire hydrants and service connections for testing will not be allowed.

The hydrostatic pressure shall be a minimum of 150 psi, and the duration of each hydrostatic pressure test shall be 30 minutes. After the required test pressure has been reached, the pumping will be terminated. If the pressure remains constant for 30 minutes without the aid of a pump, that section  of the conduit will not be subjected to any further hydrostatic tests.

If a hydrostatic pressure test fails on any section, the Contractor has the option to perform a leakage test on that section. AWWU will furnish the test gauge and measuring device, and the Contractor shall furnish all other necessary assistance, equipment, labor, material and supplies to conduct the test.

Leakage for a newly installed conduit is determined by the following formula:

L= ND(P).05

7400

where:	L =	Allowable leakage in gallons per hour

N =	Summation of mechanical and push-on joints in length of pipe tested

D =	Diameter of conduit in inches

P =	Test pressure in pounds per square inch

The duration of each leakage test shall be 2 hours and during the test, the conduit shall be subjected to the constant test pressure as defined above. The test pump shall be valved to insure that constant test pressure is maintained throughout the test and all excess water will be returned to a storage tank. If the pressure decreases below the required test pressure during the 2 hour period, the preceding portion of that test shall be declared void.

Cracked or defective conduit, gaskets, mechanical joints, fittings, valves or hydrants discovered as a consequence of the hydrostatic tests shall be removed and replaced with sound material at the Contractor's expense. The test shall then be repeated until the results are satisfactory.

In the instance where connection is made to a presently installed water conduit a new valve shall be installed on the connection. The Contractor shall suitably seal off the outlet leading to the presently installed conduit prior to making the field tests.

627-3.07  DISINFECTION OF WATER LINES. Delete paragraphs 1 through 4 and add the following:  This  subsection applies to the disinfection of all portions of the water system, including all valves and stops and any portion of the existing connection system that might have become contaminated during construction activities. Disinfection shall be accomplished after completion of pressure and/or leakage tests in compliance with AWWA C-601, Disinfecting Water Mains.

Chlorine shall be used for disinfection, and shall be applied only by one of the following methods:

1.	Liquid chlorine gas and water mixture,

2.	direct chlorine gas feed, or

3.	calcium hypochlorite and water mixture.

Calcium hypochlorite shall be comparable to commercial products known as HTH, Perchloren or Machochlor. The chlorinating agent shall be applied at the beginning of the section adjacent to the feeder connection, insuring treatment of the entire line. Water shall be fed slowly into the new conduit with chlorine applied in amounts to produce a dosage of 40 to 50 ppm.  Application of the chlorine solution shall continue until the required dosage is evident at all extremities of the newly-laid conduit.

Chlorine gas-water mixture shall be applied by means of a solution-feed chlorinating device. Chlorine gas shall be fed directly from a chlorine cylinder equipped with a suitable device for regulating the rate of flow and effective diffusion of gas within the conduit. Calcium hypochlorite shall be injected or pumped into the water conduit. During the chlorination process, all intermediate valves and accessories shall be manipulated so that the strong chlorine solution in the conduit being treated will not flow back into the conduit supplying the water. Hydrostatic testing of water conduit containing the chlorine mixture will not be allowed.

A residual of not less than 5 ppm chlorine shall be produced in all parts of the water conduit and retained for a minimum period of 24 hours, after which it shall be flushed from the conduit at its extremities until the replacement water tests are equal chemically and bacteriologically to those of the permanent source of supply. In no instance will a water conduit be chlorinated before "open-bore" flushing.

CHLORINATION

| Conduit Diameter | Dosage (oz. per 100 feet) |
| --- | --- |
| 6-inch 8-inch 10-inch 12-inch 16-inch | 1.35 2.75 4.30 6.19 11.00 |

The above table is to be used as a guide for chlorinating mains by the calcium hypochlorite and  water mixture method. The given dosage per 100 feet results in a chlorine solution of 40 to 50 ppm. This dosage takes into account that Contractors most frequently use granular HTH, which is 65 percent pure. If another chlorinating agent is used, the dosage must be adjusted. Caution should be exercised against producing too high a concentration of chlorine in the conduit.

After completion of all testing, all test and air vent copper pipe shall be removed and the corporation cock closed at the main in the presence of the Engineer and AWWU.

627-3.08  AS-BUILT PLANS AND WORKING DRAWINGS. Add the following subsection:  A complete and accurately dimensioned record of all deviations, deletions, additions and alterations from and to the contract plans and specifications shall be maintained by the Contractor to indicate the work as actually installed.

The as-built information shall be recorded on a print of the plans affected and on the applicable pages of the specifications with supplementary notes. This record set of plans and specifications shall be kept by the Contractor showing record conditions of all conduit and appurtenances installed. Conduit and appurtenances shall be referenced by stationing, showing design line and grade, and as-built line and grade.

When each water system is completed, the Contractor shall certify the accuracy of the construction survey notes and of each revision on the plans and in the specifications by written signature endorsement, and deliver them to the Engineer prior to final acceptance of the system by AWWU.

627-4.01  METHOD OF MEASUREMENT. Delete numbered paragraph 1. in its entirety and substitute the following:

1.	Water Conduit. Measurement for water conduit with appurtenances will be per linear foot of horizontal distance of the various sizes and classes furnished and installed as set forth in the Bid Schedule. Measurement will be from station to station as staked in the field and as shown on the plans, except where the grade exceeds 25 percent, in which case measurement will be by actual conduit length. Fittings, tees, reducers, crosses, bends, couplings, adjustment of new valve boxes, etc., for water conduit shall be included in the linear foot cost of the water conduit.

Add the following to numbered paragraph 5:  Adjustment of sanitary sewer cleanouts will be measured as Item 627(10) Adjustment of Valve Box.

627-5.01  BASIS OF PAYMENT. Delete the second paragraph and add the following:  The unit bid prices will include all necessary excavation to plan grade, and backfill of native materials outside the normal lines of the roadway structural section. Any excavation of unsuitable material below plan grade shall be paid under Item 203(1) Common Excavation. Backfill to replace unsuitable material will be paid in accordance with Section 203. Adjustment of sanitary sewer cleanouts will be paid under Item 627(10) Adjustment of Valve Box. Preparation of as-builts will not be paid for separately, but will be subsidiary to other work performed under this Section.

Replace Section 630 with the following:

SECTION 630

GEOTEXTILE FOR EMBANKMENT

SEPARATION AND REINFORCEMENT

Standard Modifications

630-1.01  DESCRIPTION. Prepare surfaces and furnish and place geotextiles for embankment separation as shown on the plans.

630-2.01  MATERIALS. Geotextiles and thread used for sewing shall conform to Subsection 729-2.01, Embankment Separation and Reinforcement.

630-3.01  CONSTRUCTION.

1.	Surface Preparation. Prepare surface by removal of stumps, boulders and sharp objects. Fill holes and large ruts with material shown on the plans or as approved.

2.	Geotextile Placement. Unroll geotextile directly onto the prepared surface. Stretch geotextile to remove any creases or wrinkles. Exposure of geotextiles to the elements after removal of protective covering shall not exceed 5 days.

Lay geotextile for embankment separation parallel to the direction of the material spread. When laid on horizontal curves, it shall be placed in segment lengths not exceeding those listed in Table 630-1, with butt ends cut to match and sewn or overlapped. When laid on tangents, the geotextile shall be straightened and butt ends sewn or overlapped.

TABLE 630-1

| GEOTEXTILE PLACEMENT ON CURVES |  |
| --- | --- |
| Degree of Curve | Maximum Segment Length (feet) |
| 1 2 3 4 5 6 | 125 90 75 65 55 50 |

3.	Joining. Join geotextile for embankment separation by sewing or overlapping. Bonding or other attachment methods may be used, subject to approval.

a.	Sewn seams shall be of the Butterfly or J-seam type and develop a minimum of 85 percent of the specified geotextile grab strength. Seams shall be sewn with a double-thread chain stitch (lock stitch). Adjacent sections of geotextile shall be brought together and folded so that the stitching penetrates four layers of geotextile for the full seam length. The stitching line shall be 1-½ inches (+¼ inch) from the folded edge of the seam and at least ½ inch from the free edge of the geotextile. Illustrations showing correct stitch formation and seam configurations are provided in Figure 1.2 (page 21) of the FHWA publication, Geotextile Design & Construction Guidelines, FHWA-HI-90-001, October, 1989.

b.	Sections joined by overlapping shall be overlapped a minimum of three feet.

4.	Material Placing and Spreading. During placing and spreading, a minimum depth of 1 foot of cover material shall be maintained at all times between the geotextile and the wheels or tracks of the construction equipment.

Spread the material in the direction of the geotextile overlap. Maintain proper overlap and geotextile continuity. If sewn or bonded seams are used, place the cover material and spread in only one direction for the entire length of the geotextile. On weak subgrades, spread the cover material simultaneously with dumping to minimize the potential of a localized subgrade failure.

Construction equipment shall not make sudden stops, starts, or turns on the cover material. Use a smooth drum roller to achieve the specified density.

5.	Geotextile Repair. Overlay torn area with geotextile with a minimum three foot overlap around the edges of the torn area. The patch shall remain in place when material is placed over the affected area.

630-4.01  METHOD OF MEASUREMENT. Geotextile will be measured in final position by the square yard, determined by multiplying plan neat line width by the measured length parallel to installation centerline along the ground surface, for installations acceptably completed. No allowance will be made for overlap, whether at joints or patches.

630-5.01  BASIS OF PAYMENT. Payment will be made at the contract unit price per square yard. This price will be full compensation for furnishing all materials, surface preparation, laying the geotextile, and for all labor, equipment, and incidentals necessary to complete this item.

Material used to fill ruts and holes will be paid for at the unit price for the class of material used.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

630(1)	Geotextile, Separation 	Square Yard

(7/2/93)

SECTION 635

INSULATION BOARD

Special Provisions

635-1.01  DESCRIPTION. Add the following:  Insulation will be placed between a storm drain and a sanitary sewer or waterline when the separation is less than 3-feet. This work will also consist of placing a sand blanket bedding under and over the horizontal insulation boards. Insulation board will also be placed in back of those designated retaining walls.

635-2.01  MATERIALS. Add the following:  The insulation board shall be rigid, homogeneous, and essentially unicellular, and shall conform to the following:

| PROPERTY | STANDARD | VALUE |
| --- | --- | --- |
| Compression Strength, Min., @ Yield, or 5% Compression | AASHTO M230 | 35 psi |
| Water Absorption Max. % by Volume | AASHTO M230 | .25% |
| Thermal Resistance R-value @ 75F F-SF-Hr/BTU | ASTM C177 | As Follows: |
| Adjacent to Utilities Bridge Abutments Embankments Retaining Walls |  | 17 20 14 10 |

Sand blanket material shall contain no muck, frozen material, roots, sod, or other deleterious material. It shall have a plastic index not greater than 6 as determined by AASHTO T-89 and T-90. Grading, as determined by Alaska T-7 will be as follows:

| Sieve Designation | Percent Passing by Weight |
| --- | --- |
| _-inch | 100 |
| No. 4 | 95-100 |
| No. 200 | 0-6 |

635-3.01  CONSTRUCTION REQUIREMENTS. Delete the second paragraph and substitute the following:  The horizontal insulation board shall be laid on a sand leveling course, and covered with sand blanket material, spread and compacted to a depth of 4-inches prior to the placing of subsequent lifts. Spreading and compacting equipment shall be approved by the Engineer.

635-4.01  METHOD OF MEASUREMENT. Delete and add the following:  Insulation board will be measured in final position by the square foot, including transitions, regardless of thickness, complete and accepted.

Sand blanket and leveling course will not be measured for payment.

635-5.01  BASIS OF PAYMENT. Add the following:  Sand blanket and leveling course will not be paid for separately, but will be subsidiary to Item 635(2) Insulation Board.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

635(2)	Insulation Board	Square Foot

(10/1/91)R57

SECTION 639

DRIVEWAYS

Special Provisions

639-1.01  DESCRIPTION. Add the following:  This work includes the construction of public approaches at locations shown on the plans.

639-1.02  CONSTRUCTION REQUIREMENTS. Add the following subsection:  Placement of materials used in driveways and public approaches shall meet the requirements specified as follows:

Selected Material, Type A	Section 203

Crushed Aggregate Base Course	Section 301

Asphalt Concrete Pavement, Type II, Class A	Section 401

639-2.01  METHOD OF MEASUREMENT. Add the following:  Public approaches will be measured per each constructed as shown on the plans, or as directed.

639-3.01  BASIS OF PAYMENT. Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

639(3)	Public Approach	Each

Delete the last sentence and substitute the following:  Selected Material, Type A, Crushed Aggregate Base Course, and Asphalt Concrete Pavement, Type II, Class A required to construct driveways and public approaches will be paid for separately under the respective items listed in the bid schedule. Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to Item 639(3) Public Approaches.

(10/1/91)R58

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  METHOD OF MEASUREMENT. Delete Item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid. (5/7/91)S41

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  DESCRIPTION. This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.

641-1.02  SUBMITTALS. At the preconstruction conference, the Contractor shall submit for acceptance a plan for accomplishment of temporary and permanent erosion and pollution control measures throughout the life of the contract. This plan shall, as a minimum, include the following:

1.	Notice of Intent (NOI) to utilize the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska.

2.	Storm Water Pollution Prevention Plan (SWPPP).

3.	Hazardous Material Control Plan (HMCP).

The NOI and SWPPP shall be prepared in accordance with the requirements of the NPDES General Permit for Alaska (General Permit) and the Contractor Guidance for Preparing and Executing Storm Water Pollution Preventions Plans (Storm Water Manual). When completing the NOI, the Contractor is the "Operator, Discharger, and Permittee" and the Department is the "Owner".

The HMCP is the Contractor's plan for the containment, cleanup, and disposal of waste materialand excavation wastewater, as well as petroleum products or other hazardous substances generated by construction equipment or activities. A list of quantities and types of equipment and materials available on site to be used for hazardous substance containment and cleanup shall be included.

The Contractor shall mail the NOI to the U.S. Environmental Protection Agency via Certified Mail. Earth disturbing work shall not begin until 48 hours after the NOI has been postmarked.

The Contractor shall also submit the NOI with a brief description of the activities to be covered to the Engineer and the Alaska Department of Environmental Conservation at the following address:

Alaska Department of Environmental Conservation

Southcentral Regional Office

3601 'C' Street, Suite 1334

Anchorage, Alaska  99503

Attn:  Storm Water Coordinator

Phone:  (907) 563-6529

Fax:  (907) 562-4026

The activities description shall be on a single sheet and shall describe the area to be disturbed to the nearest acre, the primary pollutants expected from the activities and the type of treatment to be provided. This description and a copy of the NOI, or other indication that storm water discharges from the site are covered under an NPDES permit, shall also be posted at the construction site in a prominent place for public viewing.

The Contractor shall submit required amendments to the NOI or SWPPP to the Engineer at least 14 days prior to performing work affected by such amendments.

The Contractor shall submit a Notice of Termination (NOT) in accordance with the General Permit to the Engineer following completion of the final stabilization of the project.

641-2.01 CONSTRUCTION REQUIREMENTS. The Contractor shall comply with all requirements of the NPDES General Permit for Alaska. The Contractor shall provide the Engineer with a copy of all inspection reports required by the Permit within three days of the inspection date. Compliance with the NPDES General Permit for Alaska does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water. Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

641-3.01  METHOD OF MEASUREMENT. Erosion and Pollution Control Administration will not be measured for payment.

Erosion and Pollution Control will be measured in the manner specified in the order authorizing the work.

641-4.01  BASIS OF PAYMENT. Item 641(1), Erosion and Pollution Control Administration will be full compensation for administration of erosion control, including preparing and amending plans, inspecting, monitoring, reporting, and record keeping.

Item 641(2), Erosion and Pollution Control will be full compensation for providing all required labor, equipment, and materials.

Failure to comply with the requirements of the NPDES General Permit for Alaska within 24 hours notice by the Engineer will result in withholding an amount equal to five percent of the total amount earned from all subsequent progress payments. This retainage will be released by the Engineer upon satisfactory completion of the requirements of the General Permit.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution	Lump Sum

Control Administration

641(2)	Erosion and Pollution	Contingent

Control	Sum

(8/1/94)R59

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  DESCRIPTION. Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987. A copy of this document is attached to these Special Provisions in Appendix C.

642-3.01  CONSTRUCTION REQUIREMENTS. Add the following to the third paragraph:  Prior to any work on the project, the Contractor's survey crew shall stake and reference the construction centerline. The Contractor will be required to reference the existing centerline at 100-foot intervals on tangents, and 50-foot intervals on curves. In areas of lane widening, the Contractor will be required to reference the existing edge of pavement in addition to the centerline. The reference stake shall be a minimum of 1 inch by 2 inches and shall show the offset distance to centerline and the station from the beginning of the project. The Contractor shall provide centerline and shoulder profiles extending 300 feet beyond the limits of the pavement removal and dig-out areas. Such adjustment as may be required to the planned roadway grades shall be made by the Engineer and shall not be considered extra work. This profile information shall be provided to the Engineer immediately upon its completion, along with checked computations on all level loops, but in no case later than 7 calendar days before slope staking or blue topping. (9/1/89)R61

Add the following after Item 11.:

12.	The Contractor's survey crews shall comply with approved Traffic Control Plans. Crews shall coordinate their activities with the project's Worksite Traffic Supervisor.

642-4.01  METHOD OF MEASUREMENT. Add the following:  Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed by written order of the Engineer. It is not intended to cover survey costs due to minor overruns (10 percent or less) in items which require staking of individual installations, including but not limited to culverts, guardrail, approaches, signs and drainage structures.

642-5.01  BASIS OF PAYMENT. Add the following:  If additional work as stated above is performed by a two person survey party, hours paid for under Item 642(2) Three Person Survey Party will be 75 percent of the hours worked. If additional work as stated above is performed by only one person, hours paid for under Item 642(2) Three Person Survey Party will be 32 percent of the hours worked.

(10/1/91)R60

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.01   DESCRIPTION. Add the following:

DEFINITIONS

Construction Phasing Plan - A plan for each phase of the project possibly broken into segments showing how traffic will be accommodated. It should show the sequence of work by segment or phase if required.

Phase - A construction phase consists of a single work activity or a group of work activities that are accomplished concurrently. Each work activity should be assigned to a phase.

Segment - A portion of the roadway under construction.

Sequence - The order in which work is accomplished, either by phase or by segment, or a combination thereof.

Traffic - The movement of vehicles and pedestrians through road construction, maintenance operations, utility work, incident zones or similar operations.

Traffic Control Plan - A Traffic Control Plan (TCP) is a drawing or drawings indicating the method or scheme for safely guiding and protecting motorists, pedestrians and workers in a traffic control zone. It depicts the traffic control devices to be used, their placement and times of use.

Traffic Control Zone - A portion of a road construction project, maintenance operation, utility work, incident zone or similar operation where traffic is affected by the operation and traffic control is needed to safely guide and protect motorists, pedestrians, or workers.

643-1.02  TRAFFIC CONTROL PLAN. Delete the first sentence of the first paragraph and substitute the following:  A Traffic Control Plan (TCP) is a drawing or drawings indicating the method or scheme for safely guiding and protecting motorists, pedestrians and workers in a traffic control zone. It depicts the traffic control devices to be used, their placement and times of use.

Add the following to the third paragraph:  All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect. Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

Add the following to the fourth paragraph:  Plan sheets developed on AutoCad can be made available, upon request, for use in preparing TCP's.

Add the following:  The Contractor should be aware that his Traffic Control Plan may require traffic signal timing, re-timing, deactivation, or reactivation. The Contractor shall coordinate and schedule this work with the Municipality of Anchorage who will make all the necessary signal timing adjustments.

643-1.03  WORKSITE TRAFFIC SUPERVISOR. Delete the second sentence of the first paragraph and substitute the following:  The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Work Zone Safety Specialist by the International Municipal Signal Association (IMSA), or,

3.	Be currently certified as a Worksite Traffic Technician by ATSSA.

If the individual is certified under Items 2 or 3 above, the Contractor shall submit documentation prior to work requiring traffic control that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work. The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system. Having persons that actually perform the labor under one's control would satisfy this requirement.

643-1.04  CONSTRUCTION PHASING PLAN. Delete the first sentence under Item 2. and substitute the following:  A plan for each phase or segment of the project showing how traffic will be accommodated. It should show the sequence of work by segment or phase when required.

643-2.01  MATERIALS. Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8 feet.

Add the following:

12.	Portable Changeable Message Board Signs. Portable changeable message board signs shall be truck or trailer mounted with a self-contained power supply for the sign and shall have the following features:

a.	Message sign panel large enough to display three lines of 9-inch high characters.

b.	Eight character display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least 7 feet above the pavement to the bottom of the message sign panel.

k.	The capacity to operate with a battery pack for 2 hours under full load.

643-3.01  GENERAL CONSTRUCTION REQUIREMENTS. Add the following:  The Contractor shall treat pedestrian traffic as part of the travelling public. The Contractor shall provide and maintain pedestrian access through the construction area at all times. Street crossings for pedestrians shall be only at signalized intersections. In areas where work activities impact pedestrian movement, temporary access shall be provided to allow pedestrians to reach the nearest signalized intersection. The temporary pedestrian access shall be a minimum of four feet wide and be separated from the work area by pedestrian fencing. In work areas where construction activity encroaches onto existing or temporary pedestrian pathways, the Contractor shall have a designated employee to assist pedestrians through the work area.

643-3.03  PUBLIC NOTICE. Add the following:

Anchorage Chamber of Commerce

Alaska Visitor's Association

The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor. The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure. The advertisements shall be published in the following newspapers:

1.	Anchorage Daily News

2.	Chugiak-Eagle River Star

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section. These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a 24-hour toll free (1-800-###-####) "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.

Advertisements shall be promptly canceled when they have served their purpose. The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order is not required for newspaper advertisements, the Notice to Proceed shall constitute the notice required to initiate newspaper advertisements.

Open House Meetings. The following Contractor personnel shall attend monthly open house meetings at the Engineer's office:

1.	Superintendent

2.	Worksite Traffic Supervisor

The meetings shall be held as directed by the Engineer. The Contractor's personnel shall be prepared to respond to questions during the open house and be able to commit the Contractor to courses of action when needed to resolve problems.

Weekly Notices. Write and submit weekly public information notices that identify road closures, restrictions to traffic, and detours. Areas of potential traffic delay shall be emphasized and alternate routes noted. Telephone numbers for further information and the date and time of the next scheduled open house meeting shall be provided. The notices shall be approved by the Engineer. The notices shall be hand carried or faxed to the list of local news broadcasting media, emergency services and public service organizations provided by the Department. Notices shall be submitted at the following times:

1.	One week prior to the beginning of construction,

2.	Wednesday of each week during construction, and

3.	prior to any major change or disruption to traffic or local access.

Provide daily updates of the weekly notices to those news broadcasting media which provide non-paid public service road reports or "eye in the sky" road reporting.

643-3.04  TRAFFIC CONTROL DEVICES. Delete numbered Item 1. Embankments, and substitute the following:

1. 	Embankments. For roadways with a current average daily traffic (ADT) greater than 4,000, a portable concrete barrier shall be installed when an excavation or fill area with a slope steeper than 2:1 and a height of 2 feet or more will exist within a specified distance from the edge of traveled way for more than 12 consecutive hours. The specified distance shall be stated in Subsection 643-3.08, Construction Sequencing, of the Special Provisions. If no distance is shown it should be assumed to be 30 feet. The Contractor shall arrange his work to minimize the need for a portable concrete barrier.

For roadways with an ADT of 400 or less, barricades, drums or cones shall be placed to delineate open trenches, ditches and other excavations and hazardous areas when they exist within a specified distance from the edge of traveled way. The specified distance shall be as stated in Subsection 643-3.08, Construction Sequencing, of the Special Provisions. These devices shall be spaced a distance in feet equal to twice the posted speed limit in miles per hour.

Ends of the portable concrete barrier shall be flared away from the roadway at a rate of 15:1 on a transverse slope of 10:1 or flatter to the edge of the clear zone. The clear zone width is shown on the plans. If no clear zone is shown on the plans a 30-foot clear zone should be assumed. If the portable concrete barrier cannot be flared in the manner stated above, a sloping end section for posted speed limits of 35 miles per hour or less or a temporary crash cushion for posted speed limits of 40 miles per hour or greater shall be used.

Barrier reflectors shall be mounted on the face of barrier adjacent to traffic on 50-foot centers and shall be a minimum height of 18 inches above the surface of the roadway.

The current ADT shall be provided by the Department.

Delete numbered Item 4., Work Zone Pavement Markings in its entirety.

Under Item 5., Flagging, add the following after the first sentence of the first paragraph:  Each flagger shall be illuminated from the front to a level of light intensity not less than one foot candle during hours of darkness.

Under Item 5., Flagging, Delete the sixth paragraph and substitute the following:  No signalized intersection shall be flagged without prior written approval of the Engineer. When a signalized intersection is flagged the traffic signal shall either be turned off and covered or be placed in the All-Red Flash mode. Changing traffic signal modes, turning off or turning on traffic signals, shall be coordinated with and approved in writing by the agency responsible for signal maintenance and operation, and by the Engineer.

Under Item 5., Flagging, add the following:  Flaggers shall wear reflective clothing with markings on arms, legs and head. Flaggers directing traffic through intersections shall wear orange gloves and orange helmets as approved by the Engineer.

643-3.07  MAINTENANCE OF TRAFFIC DURING SUSPENSION OF WORK. Delete the first sentence and substitute the following:  The Contractor shall schedule a preliminary meeting with the Engineer and Maintenance and Operations to take place approximately one month prior to seasonal suspension of work, or no later than September 15. This meeting shall be to outline the work the Contractor expects to complete before shutdown and the condition the roadway is to be in. A winter shutdown Traffic Control Plan shall be submitted to the Engineer at this preliminary meeting.

The condition of the roadway shall meet the following minimum requirements prior to winter shutdown:

1.	All concrete barrier adjacent to the roadway shall be removed.

2.	Slopes adjacent to the roadway shall be 3:1 or flatter.

3.	The roadway shall be paved with temporary pavement markings and signing in place.

4.	Minimum lane widths shall be 12 feet.

643-3.08  CONSTRUCTION SEQUENCING. Delete this subsection in its entirety and substitute the following:  Throughout the duration of the project, the existing roadway configuration shall be maintained (i.e., the number of lanes and their respective widths) except for restrictions to traffic allowed below and addressed through approved Traffic Control Plans. A restriction to traffic shall be considered any condition of the roadway surface or any work operation or traffic control setup that reduces the number of lanes, stops traffic, or causes the speed to fall more than 10 mph below the posted speed limit. An approved Traffic Control Plan is required before any restriction to traffic is implemented.

No restrictions to traffic will be allowed during the times listed below:

1.	Monday through Friday from 6:00 AM to 8:00 AM.

2.	Monday through Thursday from 3:00 PM to 7:00 PM.

3.	Friday from 3:00 PM to Monday at 3:00 AM, except as noted in allowable restrictions to traffic paragraphs below.

4.	Around any holiday:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 3:00 PM on the Friday before the holiday to 3:00 AM on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply from 3:00 PM on the Tuesday before the holiday to 3:00 AM on the Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 3:00 PM on the day before the holiday to 3:00 AM on the Monday after the holiday.

Allowable restrictions to traffic as follows:

1.	At the O'Malley Road and Old Seward Highway Intersection:  The intersection may be closed two times from 7:00 PM Friday to 5:00 AM the following Monday to perform the following work tasks:

a.	One closure shall be for cold-planing only.

b.	One closure shall be for paving and hot applied striping only.

2.	Side Street Closures:  The following side streets may be closed under the conditions specified for each street and following the approval of a street closure plan. The planned closures shall be presented to the public at the monthly open house meeting preceding the proposed closure.

a.	Lingonberry Court may be closed for a maximum of 24 hours with traffic diverted to Goldenberry Avenue.

b.	Goldenberry Avenue may be closed for a maximum of 24 hours with traffic diverted to Lingonberry Court.

c.	Sundown Court may be closed for a maximum of 24 hours with traffic diverted to Lakewood Court.

d.	Lakewood Court may be closed for a maximum of 24 hours with traffic diverted to Sundown Court.

e.	Grange Drive, Abbott Road, 104th Avenue, 100th Avenue, and 94th Avenue may have one lane closed for a maximum of 24 hours each with the other lane open to traffic.

Traffic on the Old Seward Highway between Station 20+75 and the E.O.P. shall be maintained on a paved surface at all times. Access to side streets and driveways through this segment may be maintained on a graded and graveled surface.

Construction sequencing shown on the plans is a suggestion only and is not intended to prevent the Contractor from utilizing his ingenuity to arrive at alternate construction sequencing.

643-3.09  TEMPORARY PAVEMENT MARKINGS. Add the following subsection:  Permanent or Temporary Pavement Markings in accordance with this subsection, approved traffic control plans, and Parts III and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved roadways and detours, interim paving lifts, and roadways with seal coats and surface treatments are opened to traffic for longer than one continuous work shift. This work may include restriping of the existing roadway prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with subsection 670-3.04, Paint Removal or covered with temporary cover markings. Temporary cover markings shall be removable preformed nonreflective marking cover tape, textured to prevent reflectivity when wet. Temporary cover markings shall be placed at the direction of the Engineer.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan, or as directed by the Engineer.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required. There will be no compensation to upgrade Temporary Pavement Markings for short term operations to those required for long term operations.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Temporary Pavement Markings on the final pavement surface. Removable is defined as capable of being pulled up by any means other than grinding, blasting, or chemicals, without damage to the final pavement. Final pavement surfaces include existing roadways not impacted by the construction. Only temporary cover markings shall be used for temporary cover of conflicting markings on the final pavement surface. Temporary raised pavement markers and removable preformed marking or cover tapes shall be completely removed and disposed of in conjunction with the placement of the final markings. The complete removal shall include any residual adhesive that might misguide motorists. Final pavement markings on finished pavement surfaces and long term pavement markings on other asphalt surfaces shall be in place before work is suspended for the winter.

Construction shall be staged so that no traffic is routed over conflicting markings for more than one continuous workshift. If traffic is routed over conflicting markings during a workshift the roadway shall be delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual. The Engineer shall determine the adequacy of devices for these conditions.

1.	Long Term Operations. Temporary Pavement Markings which will be in place for more than 2 weeks shall consist of full markings as if a permanent condition exists.

2.	Short Term Operations. Temporary Pavement Markings which will be in place for less than 2 weeks shall be in accordance with Parts III and VI of the Alaska Traffic Manual with the following exceptions:

a.	Passing Zones. Broken line pavement markings shall conform to Table 643-1. This  applies to both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

TABLE 643-1*

|  | Length of Markings |  | Skip Spacing |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 4 feet | 2 feet | 36 feet | 18 feet |
| Temporary Raised Pavement Markings | 3 units 3 ft on ctr | 2 units 2 ft on ctr | 34 feet | 18 feet |

TABLE 643-2*

|  | Length of Markings |  | Skip Spacing |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 2 feet | 1 foot | 38 feet | 19 feet |
| Temporary Raised Pavement Markings | 1 unit 40 ft on ctr | 1 unit 20 ft on ctr | ---- | ---- |

*  No passing markings and signing required per 643-3.09.2.b.

** Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

b.	No Passing Zones. No passing zones, as detailed in Section 3B-3 to 3B-5 of the Alaska Traffic Manual, shall be identified as follows:

Sections of asphalt concrete pavement roadways with an ADT of 2000 vehicles per day or greater, shall have broken centerline markings conforming to Table 643-1, and no-passing markings consisting of a continuous 4-inch strip of removable preformed marking tape or temporary raised pavement markers placed on 5-foot centers in the no passing direction. If a no passing condition exists for both directions of traffic, both directions shall be marked with the two 4-inch stripes of removable preformed marking tape separated by approximately 3 inches, or two temporary raised pavement markers placed approximately 3 inches apart on 5 foot centers and the broken centerline markings are not required.

Sections of asphalt concrete pavement roadways with an Average Daily Traffic (ADT) of less than 2000 vehicles per day, and seal coat and surface treatment pavements shall be marked with temporary pavement markings conforming to Table 643-2 and shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs. The signs shall be supplemented with two 18-inch by 18-inch, minimum size, fluorescent red-orange flags mounted above the signs. The signs shall be mounted so that the bottom of the sign is at least 5 feet above the adjacent roadway.

c.	Other Markings. It will not be necessary to install arrows, legend, stop lines, crosswalks, or right edge line markings. Railroad crossing markings are required for areas that have sight restrictions or high accident experience. Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps. All other types of markings are required. These include channelizing lines and gore area outlines.

d.	Short Term Markings on Seal Coats and Surface Treatments. Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for short-term markings on seal coat and surface treatment pavements. The markers shall be installed prior to the application of the asphalt surface material and cover coat.

On multicourse surface treatments the temporary raised pavement markers shall be installed following the full width application of the first layer of cover coat. The markers shall be installed on each day's completed surface before the pilot car operations are removed and unescorted traffic is allowed on the surface treatment in accordance with Table 643-2.

If the temporary raised pavement markers cannot be adequately secured to the first course of the cover coat material with the marker's flexible bituminous adhesive, the Contractor shall secure them to the surface with two nails and washers, of the appropriate length and area, so the nails do not pull through the foot of the marker.

After application of the asphalt and cover coat material, the vinyl protective cover shall be removed to expose the retroreflective surfaces of the marker. Temporary markers shall be installed so that the foot of the marker unit is facing the direction of the approaching distributor.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days. Final pavement markings shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline seal coat or surface treatment. Seal coat and surface treatment pavements are exempt from the two week requirement stated in short-term operations.

643-4.01  METHOD OF MEASUREMENT. Add the following to the first paragraph:  Calendar day will be measured as a single time period of 24 hours in length.

Add the following to item 1.:  Newspaper advertisements will not be included in measurement for Traffic Maintenance.

Delete the first and second sentences under Item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the traffic control devices that are installed, accepted and maintained in place during the life of this contract. Traffic control devices will be measured by the number of units accepted per day.

Permanent Construction Signing will not be measured for payment, but will include all permanent construction signs, as detailed on the plans, that are installed, accepted, maintained, and removed during the life of this contract.

Delete the first sentence under Item 4. and substitute the following:  Portable concrete barriers will be measured by the linear foot for each barrier placed to protect or channelize traffic as called for on the approved TCP's.

Delete numbered paragraph 6. in its entirety and substitute the following:

6.	Temporary Pavement Markings will be measured by the single stripe station. A single stripe is a marking or a temporary raised pavement marker four inches in width. Wider striping will be measured as multiples of four inches. Centerline gaps will not be deducted from measurements. Installation of any word and symbol markings as well as the removal of the Temporary Pavement Markings will not be measured separately but will be subsidiary to this item. The No-Passing Zone signing, as described in Subsection 643-3.09, 2., b., will not be measured separately but will be subsidiary to this item.

Delete numbered paragraph 7. in its entirety.

Add the following:  Newspaper advertisements will not be measured for payment.

Providing a 24-hour toll free (1-800-###-####) "hot-line road report" telephone with pre-recorded message, attendance of open house meetings and providing weekly notices with daily updates will not be measured for payment but will be subsidiary to Item 643(1), Traffic Maintenance.

643-5.01  BASIS OF PAYMENT. In the second paragraph, delete Item 1., Seasonal Pavement Markings.

In the fourth paragraph, delete Pay Item 643(14) Seasonal Pavement Markings.

Add the following:  Barrier reflector will not be paid for directly, but will be subsidiary to portable concrete barriers.

Payment for Item 643(27), Traffic Control Devices will be made for the pay unit of accepted traffic control devices multiplied by the unit rate value contained in the following rate schedule:

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Foot | $10.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 6.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 0.80 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel, Type C | Each/Day | $55.00 |
| Portable Concrete Barrier | Linear Foot | $6.00 |
| Flagging | Hour | $45.00 |
| Pilot Car | Hour | $50.00 |
| Watering | M-Gallon | $20.00 |
| Street Sweeping | Hour | $100.00 |
| Pedestrian Fence | Linear Foot | $7.50 |
| Portable Changeable Message Board | Calendar Day | $150.00 |
| Temporary Pavement Markings Painted Markings Preformed Markings Raised Pavement Markings | Station Station Station | $30.00 $130.00 $15.00 |

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent. Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Payment for traffic signal timing adjustments performed by the Municipality of Anchorage will be paid for under Section 660.

Standard Modifications

643-5.01 BASIS OF PAYMENT. Change the pay unit for item 643(3), Permanent Construction Signing, from "Calendar Day" to "Lump Sum."  (5/7/91)M40

Special Provisions

643-5.01  BASIS OF PAYMENT. Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

643(27)	Traffic Control Devices	Contingent Sum

643(29)	Newspaper Advertisements	Contingent Sum

SECTION 644

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

Special Provisions

644-2.01  FIELD OFFICE. Delete this subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after issuance of the notice of project completion. The following office requirements shall be met:

1.	A minimum of 2,500 square feet of floor area. The office area shall be divided so that it contains an office room separated by a closable door. The office room shall have a minimum of 150 square feet of floor area.

2.	A thermostatically controlled interior heating system capable of maintaining 70 Fahrenheit, with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 cycle power, with a minimum of two electrical outlets.

4.	A minimum of 500 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities provided.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within one mile of the project.

10.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

644-2.02  FIELD LABORATORY. Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Delete the second paragraph and substitute the following:  The laboratory shall include a concrete slab, 8 feet by 10 feet by 4 inches thick, suitable for mounting a Gilson shaker and other equipment. The slab shall be installed within an enclosed adjacent structure having a door, a window, a worktable, an exhaust fan, electrical outlets, and adequate lighting and heat.

644-2.06  SCALES. Delete the second paragraph and substitute the following:  Sanitary lavatory facilities, heating, adequate electrical lighting and 120 volt, 60 cycle power shall be furnished to the scale house.

Delete paragraph three in its entirety.

Delete the fourth paragraph and substitute the following:  Furnishing platform scales, tickets, scale house, and the electronic weigh system, including all supplies such as:  weigh tickets, paper, printer ribbons, diskettes, etc, maintenance, and repair services necessary to keep the system functional, shall be supplied by the Contractor and are not a pay item and will be considered a subsidiary obligation. Platform scales, scale house and the electronic weigh system shall remain the property of the Contractor upon completion of the work.

Delete the second sentence of the last paragraph and substitute the following:  Platform scales shall be equipped with weatherproof housing and shall be constructed in a manner that protects the recording equipment and allows the scale operator convenient access to the scale computer, ticket printer, and sequential transaction printer. All components of the scale inside the scalehouse which could be physically manipulated in a manner which could tamper with weights shall be protected by an enclosure, acceptable to the Engineer, to preclude tampering with weighing operations.

Add the following:  The Contractor shall provide an electronic equipment weighing system with the following capabilities:

1.	The scale computer shall have the ability to store multiple project numbers and multiple pay item descriptions for all projects and products which are weighed with the scale system.

Self reading scale system with a load cell, scale computer, ticket printer, sequential transaction printer, and the ability to record a complete shift's transaction on a 3.5 inch double sided diskette. All individual parts of the system shall be compatible with each other and suitable for field conditions.

Sufficient spare parts, components, supplies, etc., shall be available on the Project to keep the electronic equipment weighing system operational at all times. Unless prior written authorization is obtained from the Engineer, no payment will be allowed for any material weighed without using the electronic equipment weighing system.

2.	The scale computer shall store the following for each hauling vehicle utilized on the project: vehicle identification number, license number, associated trailer license number, tare weight, and maximum allowable vehicle weight (MAVW).

Vehicles shall be tared a minimum of once daily by the scale operator. The Engineer may request additional tares to be done at any time the scale is operational. The Engineer may also require that he be present when tares are done.

The MAVW shall be calculated by the Engineer and a listing of all vehicles and their MAVW(s) will be placed in the scalehouse by the Engineer. The MAVW will be: the maximum allowable legal weight, as determined by the Engineer, when overloads can not be hauled; the maximum allowable weight as determined by the State Bridge Engineer when overloads can be hauled but are limited by bridge capacities; or an arbitrary number of 500,000 pounds (an even number in excess of what any vehicle can haul) when the Engineer allows unrestricted overloads.

The scale operator shall only utilize MAVWs which have been provided by the Engineer in writing. No tickets shall be issued to a vehicle until the Engineer provides a MAVW unless all vehicles are hauling unrestricted overloads.

When a vehicle is hauling unrestricted overloads, the last character of the vehicle identification number shall be an asterisk (*). If all vehicles are hauling unrestricted overloads, the "asterisk" can be omitted.

3.	During weighing operations the system shall compare each vehicle's gross weight to its MAVW. If the vehicle exceeds its MAVW the system shall alert the scale operator that an "overload" exists and the operator shall not issue a ticket.

No payment will be made for any material hauled in a vehicle which is not in conformance with the requirements of subsection 105-1.12 Load Restrictions and this Subsection. Non-conforming vehicles shall dump sufficient material so that they conform and then be reweighed.

4.	The system shall have a battery backup as well as protection for power surges or brown outs. The system shall be capable of retaining all stored data during a power outage and shall be operable during a power outage for at least 30 minutes.

5.	The ticket printer furnished by the Contractor shall print a one part weigh ticket on continuous feed 9-1/2 inch by 4-1/4 inch 90 pound white index paper with removable 1/2 inch perforations on each side with the following information on each ticket in the order listed:

a.	Sequential ticket number (4 digits)

b.	Project information (20 digits)

c.	Date and Time of Dispatch (24 hour time)

d.	Pay Item name in words "- Cumulative" Pounds (Product Total This Ticket Sequence, Starting with 1, in Pounds)

e.	Name of scale operator

f.	Vehicle identification number, license number, & trailer license  number(s)

g.	MAVW

h.	Gross weight in pounds

i.	Tare weight in pounds

j.	Net weight in pounds

All of the above items are to be printed by the ticket printer with a minimum of a 12 point font and not pre-printed. All information shall be left justified with a 1 inch left margin. After printing, the weigh ticket shall be automatically advanced to a position where it can be torn off at a perforation. During pay item weighing operations, the system shall function such that the scale operator shall only have to enter a one digit code for the project number, a one or two digit code for the pay item, and the hauling unit identification number. The ticket given to the ticket taker shall be an "original". If the Contractor wants additional copies of each ticket they shall be printed on a separate ticket printer.

The weigh ticket "number" consists of the following information:

a.	Project Number (first 5 characters of PROJECT field)

b.	Date

c.	Pay Item

d.	Pit Number (Last 3 characters of PRODUCT field)

e.	Sequential ticket number

The sequential weigh ticket number shall be set to "1" at time 0:00 (12:00 p.m.) or prior to the first load being hauled at the beginning of each day for each unique project number, pit number, and pay item combination. The project information, date, pay item, hauling unit identification numbers, their MAVW's, and the scale operator's name shall also be able to be set by the scale operator. Tare weights shall only be able to be changed by a tare weighing operation.

6.	The sequential transaction printer shall print all scales transactions including tares, voided tickets, and data that is changed by the scale operator, as soon as the transaction is concluded. The sequential transaction printer log shall allow for the paper to be manually advanced so that the scale operator can write notes on the paper when special situations occur such as voided tickets, incorrect hauling unit number used, etc.

7.	The double sided diskette shall record all ticket information which was produced during a shift or at selected times in the shift. The data shall be stored in two files with the same information but different formats. The first file shall be in dBASE IV format (IBM) and shall be useable by the program without any conversion or manipulation. The naming convention for this file shall be "yymmdd.dbf". The second file shall be a raw data file in ASCII format with fields separated by commas, character fields enclosed in double quotes, a carriage return at the end of each record, and an end of file mark following the last record. The naming convention for this file shall be "yymmdd.csv". If more than one scale is used on the project, a scale location designation acceptable to the Engineer shall be utilized for the 7th and 8th characters of the filename.

In the event both data files on the diskette are not completely useable to obtain all truck weighing data, the Contractor shall correct, construct, or reconstruct the data file utilizing the sequential transaction log or other information, as directed by the Engineer, as a data source. No payment will be made for any hauled material on a given date until an accurate "daily" data file has been delivered to the Engineer. If written permission is obtained from the Engineer to weigh without the electronic system for a minor equipment failure, a data file, acceptable to the Engineer, shall be constructed as described above.

8.	The fields for each record shall be in the following format and order. Other data fields may also be provided but shall follow the fields in the required format.

| Field | Field Name | Type | Width |
| --- | --- | --- | --- |
| 1 2 3 4 5 6 7 8 9 10 11 12 | TKT DATE TIME UNIT_ID MAVW GROSS TARE NET COMMENTS PRODUCT PROJECT NAME | Character Character Character Character Numeric Numeric Numeric Numeric Character Character Character Character | 4 (right justified w/leading blanks) 8 (mm/dd/yy) 5 (hh:mm) (24 hour) 5 (right justified w/leading blanks) 6 (pounds) 6 (pounds) 6 (pounds) 6 (pounds) 20 20 20 18 |

9.	The system shall be able to generate a summary report, either during or at the end of the day, which summarizes the number of loads and total net weight for each Date, Project, and Product. The original of the end of day report shall be given to the Engineer at the end of each shift.

10.	A user instructional manual shall be available for each scale which explains the complete scale operation. A copy of this manual shall be kept in each scalehouse and be avilable for review by the Engineer at all times.

11.	In the event that extra construction engineering expenses are incurred due to checking non-machine data entries or other data irregularities, an amount equal to the value of those expenses will be deducted from the value of the item. A unilateral change order will be issued to make any adjustments the Engineer determines to be warranted.

(8/25/94)R145

644-2.09  CONTAMINATED MATERIAL TESTING. Add the following subsection:  In accordance with subsection 203-3.06, Excavation of Contaminated Material, the Contractor shall retain an independent test laboratory to conduct the following tests:

1.	Field Tests

a.	Organic Vapor Analyzer (OVA) Analysis

b.	Visual Analysis (Petroleum Odor)

2.	Laboratory Tests

a.	Volatile Aromatic Hydrocarbons

b.	Total Petroleum Hydrocarbons

644-3.01  METHOD OF MEASUREMENT. Add the following:  Contaminated material testing will be reimbursed based on paid receipts for the authorized tests.

644-4.01  BASIS OF PAYMENT. Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

644(8)	Contaminated Material Testing	Contingent Sum

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  DESCRIPTION. This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved. The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01  OBJECTIVE. Training and upgrading of minorities and women toward journey status is the primary objective of this program. The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision. Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j, and 7.1, located in the "green pages" of this document.

645-3.01  GENERAL. The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided. Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following:  contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive. Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor. Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed. It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project. Existing USDOL/BAT apprentices should already have a copy of their program. No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee. The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02  WAGES. Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period. Trainee wages shall be identified on Form 25A310. Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program. Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03  SUBCONTRACTS. In the event the Contractor subcontracts a portion  of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor. Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate. However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01  METHOD OF MEASUREMENT. The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls. There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section. Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  BASIS OF PAYMENT. Payment will be made at the contract unit price for each hour of training credited. Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project. No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry. Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program. Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits. The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program for	Labor Hour

2 Trainees/Apprentices

(10/29/91)S16

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.01  DESCRIPTION. Add the following:  This work will also include the installation of conduits, pull wires, and junction boxes for a future traffic signal system at the intersection of the Old Seward Highway and E. 100th Avenue.

660-1.02 REGULATIONS AND CODE. Add the following:  Underground conduit fill and bending shall conform to the National Electrical Code and will be subject to inspection by the Municipality and State Electrical Inspectors.

660-1.05  MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS. Delete this subsection in its entirety and substitute the following:  The Contractor shall provide all work required to maintain, and reinstall when necessary, the following existing and temporary systems:

1.	Traffic signal, and

2.	Highway lighting systems.

They shall be kept in effective operation during the progress of the work, except when shutdown is permitted to allow for alterations or final removal of the systems. Systems shall be considered in effective operation when there are no damaged, inoperative, or malfunctioning components, and they operate as designed. The State will pay for all electricity required for the operation of the systems, if they are in effective operation and the public benefits from their operation. Replacement equipment shall be compatible with existing equipment used in the Central Region.

Signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets shall be relocated or replaced whenever they are closer than 6-feet to the travelled way.

During the various phases of construction, the Contractor shall shift the signal heads as required so they are aligned both horizontally and vertically with the approaches in accordance with the following:

1.	For a signal mounted overhead, the height above the travelled way to the bottom of the signal shall be minimum 17.5 and maximum 19.0 feet.

2.	For a side mounted signal, the height above the travelled way to the bottom of the signal shall be minimum 9.0 and maximum 11.0 feet.

3.	An overhead signal controlling a single lane shall be in line with the center of the lane.

4.	The overhead signal controlling two lanes and each of the two overhead signals controlling three lanes shall be in line with the stripe separating the lanes.

5.	If, when the travelled way is moved, the side mounted far right signal head is located such that the horizontal angle to it from the center of the farthest left through lane at the stop bar exceeds 20 degrees, then it shall be moved to an overhead location. If there are two or three through lanes, then all overhead signal heads shall be realigned so that one is centered over each lane. If there is one through lane, then the former side mounted signal head shall be located 8 feet to the right of the existing overhead signal.

6.	For a pedestrian signal, the height above the travelled way to the bottom of the signal shall be minimum 7.0 and maximum 9.0 feet.

7.	All signal heads shall be aimed so they conform with Subsection 660-4.01, Installation Details.

Signal system shutdowns shall be limited to periods during normal working hours as specified in Section 643, Traffic Maintenance, during which flag control shall be used. Lighting system shutdowns shall not interfere with the regular lighting schedule. Local traffic enforcement and maintenance agencies shall be notified prior to any shutdown of a traffic signal system.

When the Contractor begins work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time. Maintenance does not include repair or any damage prior to the date of the transfer of maintenance responsibility. Therefore, before commencing work on the project, the Contractor should inventory the condition of the existing equipment and present written documentation of all damaged, inoperative, and malfunctioning electrical equipment. This equipment shall be inspected jointly by the Engineer and the Contractor. If the Contractor begins work before he provides the Engineer with an inventory, he waives the right to claim extra compensation when any component is later found to be damaged, inoperative, or malfunctioning.

At the Preconstruction Conference, the Contractor shall furnish the Engineer with the name and telephone number of the person responsible for maintaining existing and temporary electrical facilities. This person shall be available at all times until the date of Acceptance for Traffic and Maintenance and have access to all labor, materials, and equipment required to complete any repair.

Repair work on traffic signals shall begin within one hour of notification. If repairs are not completed as required, then the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor. The Contractor shall maintain a hand printed record of all work performed on the signal system in the diary found in each controller cabinet. Each entry shall include the following:

1.	The date(s) and time(s) the changes or maintenance operations began and were completed, and the names of the crew members completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the changes or performing maintenance.

The Contractor shall ascertain the location of existing conduit runs, buried cables, junction boxes, and all underground utilities before using equipment that may damage such facilities or interfere with any system.

Where roadways are to remain open to traffic and existing lighting systems are to be modified, the Contractor shall energize the modified circuit by sunset on the same day he retires the original circuit.

When no longer required, the Contractor shall salvage all original and Department provided equipment in accordance with the Plans and Subsection 660-6.07, Salvaging Electric Equipment, and remove all other materials used in the temporary systems from the project.

660-2.01  EXCAVATING AND BACKFILLING. In the third paragraph, change "Subsection 204-3.01" to "Section 204".

Add the following after the third paragraph:  The first 6 inches of backfill shall be free of rocks exceeding 1-inch maximum dimension.

660-2.03  FOUNDATIONS. Delete the tenth paragraph.

***

***

660-2.04  POLES, STEEL PEDESTALS AND POSTS. Replace the fourth paragraph with the following:  Poles less than 15 feet in length shall be round or eight to sixteen sided and constructed of No. 11 or heavier U.S. standard gauge steel, or 4-inch standard (schedule 40) pipe or conduit, with the top designed for a post-top slip-fitter. Standard pipe shall conform to ASTM A53, A501, A513, and A618. Pedestrian push button posts shall be constructed of 2-½ inch standard (schedule 40) pipe and conform to ASTM A53.

Replace the first sentence of the fifth paragraph with the following:  Poles 15 feet or longer, shall be round or eight to sixteen sided and fabricated from sheet steel of weldable grade.

Replace the third sentence of the eighth paragraph with the following:  The metal sleeve shall have a minimum length of one inch.

Replace the tenth paragraph with the following:  All exposed welds, except fillet welds and seam welds on top of mast arms shall be ground flush with the base metal.

(6/6/94)S77

Add the following:  All poles and mast arms shall be designed for 100 MPH wind speeds with gusts to 130 MPH.

The Contractor shall relocate existing standards per the Plans in a manner that maintains the existing condition. The Contractor will be required to replace, at his expense, standards which are damaged or destroyed by his operations. Relocated galvanized standards with rusted or scarred surface areas shall be repaired and recoated in accordance with Subsection 660-2.14, Galvanizing. Repair and recoating of rusted or scarred surface areas less than or equal to 10 percent of each standard's total surface area will not be measured or paid for separately, but will be subsidiary to other work under this Section.

660-2.05  CONDUIT. Add the following:  Trenching to install conduits across roadways with an existing paved surface will be allowed. No trenching of new final course asphalt will be allowed. No trenching of existing asphalt not scheduled for removal or overlay will be allowed.

Delete the ninth paragraph (the fourth paragraph on page 431).

660-2.08  CONDUCTORS. Delete the second paragraph under Item 2., Power Conductors and Cables, and add the following:  Conductor insulation in cables consisting of three #8 AWG sized conductors shall be colored black, white, and red. Conductor insulation in cables consisting of conductors larger than #8 AWG shall either be colored black, white, and red, or be black with printed numbers identifying each conductor per Insulated Cable Engineers Association (ICEA), method 4.

Standard Modifications

660-2.09(A)  WIRING. In the seventh paragraph,  insert "and feeder" between "signal" and "conductors". (5/7/91)M41

Special Provisions

660-2.09(A)  WIRING. Add the following after the tenth paragraph:  The Municipality of Anchorage (MOA) shall perform terminal strip connections and channel assignments for all new detector lead in cable for existing traffic signals that are modified by this Contract. The Contractor shall perform terminal strip connections at new traffic signals. The Contractor shall label the lead-in cable and neatly store ten feet of cable within the controller cabinet.

660-2.10  BONDING AND GROUNDING. Add the following after the first paragraph:  The Contractor shall install a bare, number 8 AWG, copper conductor in all conduits as the grounding conductor. The grounding conductors shall be attached to the conduits using insulated throat grounding bushings, leaving one foot of slack between each grounding bushing.

All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed. Grounding bushings shall be the threaded type.

Delete the fifth paragraph on page 441 and substitute the following:  Where conduit is installed as a spare or for future use, the aforementioned copper grounding conductor may be omitted.

660-2.14  GALVANIZING. Replace the fourth paragraph with the following:  Rigid metal conduit shall be galvanized in accordance with ASTM A153, and carry the UL label.

(6/6/94)S77

660-3.07  SHOP TESTS. In the second paragraph, change "6 weeks" to "2 weeks".

Delete the sixth paragraph and replace with the following:  Testing subsequent to rejection of the equipment for failure to comply with the plan and specification requirements will be at the expense of the Contractor. Deductions to cover the costs of such testing will be in accordance with Subsection 660-7.01, Basis of Payment.

Standard Modifications

660-4.01  INSTALLATION DETAILS. In numbered paragraphs 7 and 9, under "Loops", change "660-2.08" to read "660-2.09(A), Wiring". (5/7/91)M42

660-5.02  BACKPLATES. In the last paragraph, change "660-2.16" to read "660-2.15, Painting". (5/7/91)M43

Special Provisions

660-6.01  LUMINAIRES. Add the following paragraph:  No paint may be applied to the reflecting surface of luminaire reflectors.

Luminaires shall provide the specified uniformities or better in the configurations listed in the table below. Uniformity is defined as the average maintained illumination level divided by the maintained illumination at the dimmest point. Uniformity shall be calculated using the manufacturer's current published photometric charts. Uncorrected illumination values shall be derived by straight line interpolation between lines of the isofootcandle curves. Computations shall be done assuming luminaires are located on one side of the roadway only.

| LUM TYPE | ROAD WIDTH | MTG HT | SPACING | LUM OFFSET | UNIFORMITY | INITIAL FOOT- CANDLES |
| --- | --- | --- | --- | --- | --- | --- |
| Offset | 94' | 50' | 140' | 18' | 3.0:1 | 1.20 |
| MSO III | 62' | 50' | 315' | 0 | 3.0:1 | 1.20 |
| MCO III | 66' | 40' | 155' | 0 | 3.0:1 | 1.20 |

Luminaire Type Definition:

Offset:	Pole top mounted luminaires designed to be offset between 20 and 50 feet from the edge of traveled way and angled between 30 and 50 degrees from the horizontal.

MSO III:	Medium semi-cutoff type III distribution luminaire.

MCO III:	Medium cutoff type III distribution luminaire.

660-6.07  SALVAGING ELECTRICAL EQUIPMENT. Add the following to the first paragraph:  All equipment to be salvaged shall be delivered to the State Maintenance yard at 5820 E. Tudor Road, Anchorage.

Delete the fourth paragraph and substitute the following:  The following existing items not being reused shall become the property of the Contractor and be disposed of as indicated. Items that are to be removed shall be removed from the highway right of way.

1.	Junction boxes (not including lids), conductors, and post and controller assembly foundations shall be removed.

2.	Conduits may be abandoned in place provided elbows and nipples that sweep the conduits into junction boxes are removed. However, existing conduits encountered while trenching shall be removed to provide two radial feet of clearance between the old and new conduit.

3.	Traffic signal pole and electrolier foundations may be abandoned in place, provided the tops of the foundations, reinforcing steel, anchor bolts, and conduits are removed to a depth of not less than one foot below roadway subgrade, sidewalk, or unimproved ground, whichever applies.

4.	Existing conductors for vehicle detectors which are  encountered while installing new detectors, shall be removed.

660-6.09  SIGNAL SYSTEM TIMING AND ADJUSTMENTS. Add the following subsection:  Municipality of Anchorage traffic signal personnel will be utilized to perform certain functions on this project. Functions will consist of:  new cabinet preparation in the Municipality's facility; temporary timing changes; loop detector and interconnect wiring in existing traffic cabinets.

1.	Controller Cabinet Preparation. Traffic controller cabinet(s) and equipment shall be shipped to the Municipality of Anchorage Traffic Signal Maintenance lab at 3650 E. Tudor Road, Building C. The Municipality will inspect cabinet wiring, burn in signal equipment, customize cabinet(s) for desired operation and test in accordance with Subsection 660-3.07, Shop Tests.

2.	Timing Adjustments. During the project the Municipality of Anchorage may be required to adjust the system and intersection operational times to accommodate project conditions.

3.	Loop Detector and Interconnect Wiring. The Municipality of Anchorage will test and perform tie down of new detectors and interconnect in existing traffic controller cabinets.

660-7.01  BASIS OF PAYMENT. In the first paragraph, modify line eleven to read:  ".....involved in furnishing and installing, modifying, maintaining and.....".

Add the following:  Payment for Item 660(26), Signal System Timing and Adjustments, will be made based on paid receipts plus 15 percent for authorized work performed by the Municipality of Anchorage. A directive will not be required to initiate payment for work performed under Item 660(26).

All retesting of equipment for failure to comply with the plans and specifications will be at the expense of the Contractor. Invoice cost will be deducted under Item 660(26) and the total value of this Contract will be adjusted accordingly.

Full compensation for furnishing and installing junction boxes, pull wires, and conduits for the future traffic signal system at the intersection of the Old Seward Highway and E. 100th Avenue shall be considered subsidiary to Item 660(3) Highway Lighting System Complete.

Adjustment of existing junction boxes to finished grade shall be considered subsidiary to Item 660(3) Highway Lighting System, Complete.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

660(26)	Signal System Timing and Adjustments	Contingent Sum

(3/18/94)R190

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

661-1.02  EQUIPMENT LIST(S) AND DRAWINGS. Add the following subsection:  The Contractor shall submit for review and approval, within 30 days following award of the contract, 8 collated copies of a portfolio of equipment and materials which he proposes to install. The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following:

1.	For materials on the Approved Products List:  a description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  catalog cuts that include the manufacturer's name, type of product, size, model number, conformance specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

This information may be included in the portfolio for 660 items.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

661-2.01  MATERIALS. Delete the fourth sentence of the eleventh paragraph (the sixth paragraph on page 507) and substitute the following:  All meter sockets shall be safety socket type, i.e. with provisions for deenergizing the meter jaws.

Add the following:  Type 1 load center cabinets shall be constructed similar to the section and elevations shown in the plans, and conform to the following requirements. Slight variation in the dimensions is allowable, except in the anchor bolt template.

1.	The cabinet shall be constructed of zinc-coated A60 finish sheet steel per ASTM A525 with no external screws, bolts, or nuts. The components shall have the following minimum thickness as measured by the United States Standard Gauge:  the exterior shell No. 12 gauge, the interior doors and panels No. 14 gauge, and the interior covers No. 16 gauge.

2.	The components shall be painted with a 2-part urethane paint undercoating inside and out. The final finish shall be a 2-part urethane paint, standard white for removable panels and non-gloss silver-gray, closely matching Color No. 36622 of Federal Standard Specification No. 5950 for the enclosure.

3.	The service entrance section shall be isolated from the main load section and distribution load section by non-removable metal barriers, and shall be equipped with landing lugs for termination of service conductors.

4.	The cabinet shall be provided with internal mounting brackets sized for 1/2-inch anchor bolts for use with a standard mounting base assembly.

5.	All doors shall be equipped with continuous stainless steel pin hinges, coin latches and hasp for padlock. The meter section door shall have a clear polycarbonate resin window, 0.187-inch minimum thickness, with a minimum size of 10-inch x 10-inch, which shall be sealed with silicone.

6.	Each completed load center assembly shall be provided with an exterior name plate, safety labels, interior identification labels, wiring diagram, and installation instructions.

7.	When two type 1 load centers are to be installed adjacent to one another, furnish one cabinet with the load distribution section located on the left side.

661-3.01  CONSTRUCTION REQUIREMENTS. Add the following:  The wiring configuration for each load center shall be in accordance with the wiring diagram indicated on the load center detail sheet. Circuit breaker ratings shall be as shown in the load center summary for each location. Dead panels shall be indelibly labeled with the circuit number and the direction of the circuit run from the load center.

When the load center is ready to be energized, the Contractor shall submit a written request for an electrical inspection of the load center to CEA, Line Extension Coordinator. The request shall be submitted at least 5 working days before the inspection is needed and shall contain the following information:

1.	Lot, block and subdivision location.

2.	Voltage and amperage.

3.	Inspection tag number.

4.	The name and address of the person accepting the monthly billing (Facilities Manager M&O, DOT/PF), along with his authorizing signature.

The Contractor shall be present during the inspection to assist in accessing the cabinets and to answer questions. The Contractor shall correct the deficiencies noted in each load center.

661-5.01  BASIS OF PAYMENT. Add the following: Payment of any fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection will not be paid for separately, but will be subsidiary to the Section 661 items.

(6/11/93)R66

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

Special Provisions

669-1.01 DESCRIPTION. This work shall consist of furnishing and installing one traffic count station for the automated collection of traffic data. An Automated Traffic Recorder (ATR) station is a vehicle detection system, and may contain a traffic volume counter, a automated vehicle classifier (AVC) and/or other equipment. The multiple systems may be connected to a telephone line through an electronic switch, which enables the data from each unit to be retrieved by a computer located at the HDS offices. ATRs are operated and maintained by personnel of the Highway Data Section (HDS); main office located at 4111 Aviation Drive, phone (907) 266-1658 or (907) 266-1618.

ATR. The simplest form of ATR is an intermittent volume counter, which consists of single inductive loops buried beneath the asphalt in each traffic lane, with lead wires run to a cabinet at the side of the road. Traffic volume information is collected when a portable, battery-operated traffic counter is connected to the inductive loop wires; the traffic counter detects passage of vehicles and stores the data for later retrieval.

PTR. A Permanent Traffic Recorder (PTR) is formed when a traffic volume counter is connected to electrical and telephone service. Electrical service enables the volume counter to be operated continuously, and the data is retrieved periodically over the telephone line by a computer located at the offices of the Highway Data Section (HDS).

AVC. An Automated Vehicle Classifier (AVC) station consists of two inductive loops in each lane, a piezoelectric axle sensor mounted in the pavement between the loops, and connected to a set of electronics located in a cabinet at the side of the road. The dual inductive loops detect the presence and speed of passing vehicles, and the axle sensor determines the number and center-to-center spacing of all axles on the vehicle. The raw data is processed by the electronics to classify the number and type of vehicles, which is stored in the electronics for later retrieval. AVC stations may be configured to collect data on an intermittent or continuous basis. If the electronics are permanently installed and with the addition of electrical and telephone service, the AVC can collect data on a continuous basis.

A general description of the Automated Traffic Recorders on this project is as follows:

Assembly H1.	Contains a continuous traffic volume counter, a continuous AVC system. Includes a twelve (12) inductive loop configuration, four (4) piezoelectric cable axle sensors for vehicle classification. Traffic volume and AVC electronics are housed in a controller cabinet (Style CBA2) equipped with heater and light. A remote load center will supply 480V power to a step-down transformer and Type 2 load center adjacent to the cabinet. All loops, piezoelectric sensors, cabinet, transformer, load center(s), traffic volume counter, AVC electronics, telephone modem and remotely controllable code operated switch shall be supplied, installed and commissioned as a working system by the Contractor.

669-1.02  REGULATION AND CODE. All materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01  MATERIALS. All materials provided for the work shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring. All wiring shall be in accordance with subsection 660-2.09(A), Wiring. All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable. All wires and cables must be home run labeled for field location in each junction box and cabinet, i.e., W1SLA (for wire) and GaSLA (for cable).

2.	Conduit. All conduit shall be in accordance with subsection 660-2.05, Conduit. All conduit, except for PVC conduit forming the inductive loops, shall be rigid metal. Nylon pull cords shall be left in all two inch conduit.

3.	Junction Boxes. All junction boxes shall be in accordance with subsection 660-2.06, Junction Boxes. Junction boxes used for loops and sensor wires shall not contain any wiring or conduit greater than 24 volts. The covers of all junction boxes used loops and/or sensor wires shall be labeled 'TRAFFIC'. Junction boxes for 120/240 or greater electrical service shall be kept completely separate from junction boxes containing loop and/or sensor wiring. The covers of all junction boxes used to provide electrical service to ATR installations shall be labeled 'ELECTRIC'.

4.	Terminal Blocks. All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals. Terminal blocks shall be a barrier type, 600vac, @20 amps, capacity for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips. All conductors shall be terminated to a terminal block, including unused or spares.

5.	Inductive Loops. All inductive loops shall be in accordance with subsection 660-2.08, Conductors. Conductors used for detector inductive loops shall be UL listed as Type RHW/USE/XLP 12AWG 600V rating.

Loop lead-in cable home run shall consist of a twisted pair 18AWG stranded tinned copper wire with polyethylene insulation, covered with an aluminum foil shield, stranded copper drain wire, and PE outer jacket conforming to IMSA specification 50-2.

Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, an aluminum shield and overall PVC or PE jacket.

6.	Asphalt Pavement. Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement.

7.	Cabinets. All cabinets shall be unpainted brushed aluminum with a NEMA 3R rating and comply with the latest National Electric Code article 90-7. The cabinets shall include a Corbin #2 lock keyed to match existing Highway Data Section (HDS) cabinets Corbin locks. Specific keying details may be obtained from the Highway Data Supervisor by contacting the HDS office.

Style CBA2 cabinets shall be in accordance with Subsection 660-3.05, Controller cabinets. The cabinet shall be a minimum of 1/8" thick sheet aluminum with continuously welded seams grounded to a smooth finish, unpainted, with a smooth grain finish on the exterior, with stainless steel (SS) hinges and fittings. The cabinet shall be totally enclosed with six (6) sides and a full front access. The cabinet shall be sized and mounted as shown the plans.

a.	Shelves. Adjustable equipment shelves shall be mounted on rails inside of cabinet and be supported on both sides. Shelves shall be grounded to cabinet. A retractable keyboard tray shall be mounted under the lower shelf.

b.	Door. The door is to be full front access with rolled flanges and neoprene rubber gaskets with stops to hold the doors in a full open position. Door to have stiffeners on interior, plan pocket mounted inside and no other auxiliary door or openings. Ventilation to be provided with louvers and replaceable filters in lower part of door. Filters shall allow air flow and block dust and snow from entering cabinet. Filters should be protected with a ventilated metal plate on the exterior.

c.	Fan.	 A thermostatically controlled fan in top of cabinet to operate at setable high temperature limit and exhaust air through a filtered and hooded vent in top of cabinet.

d.	Light. An interior light shall be supplied to operate with switch. The light shall be a 60W incandescent T-10 style bulb in sheet metal housing with SS wire guard, approximately 1" in profile, similar or equal to A-LTDA1.

e.	Heater. A cabinet heater similar or equal to Hoffman DAH8001B shall be installed and thermostatically controlled.

f.	Thermostats. Thermostats shall have remote bulbs for heating and ventilation. Thermostats shall be Tradeline T6031A1029 (equal or better) and set for heat ON at 50 degrees F or less, ventilation at 90 degrees F or greater.

g.	Terminal Blocks. Terminal Blocks in CBA2 cabinets shall be mounted and located as shown on the plans.

h.	Wiring. All wiring for all 120V equipment including circuit breaker panelboard, heater, light, vent fan, and power receptacles to be in EMT, liquid tight metal flex conduit or metal clad. Other low voltage wiring to be terminated on terminal blocks and trained within cabinet using wiring duct or ties.

i.	Circuit Breaker Panel. There shall be an enclosed circuit breaker panel mounted on the inside of the cabinet. The panel shall be rated for 70 Amps, MLO, 120/240 Volts, Single Pole, 3 wire, NEMA 1, 10,000 AIC. Surge protection shall be provided with the CB panelboard or cabinet. The panel shall contain four (4) GFCI protected 20 Amp circuit breakers. The panel shall be SQD Q024L70F/S (equal or better).

j.	Certification. All cabinets must be in compliance with the latest National Electrical Code article 90-7. The cabinet assembly consists of the cabinet itself and all high voltage (greater then 24 volts) components that are permanently installed. All individual electrical components not permanently installed must comply with the NEC's article 90-7 where applicable. The Contractor must obtain certification through authorized local or national testing agency.

k.	Modem. The Contractor shall supply and install a high-speed modem at Assembly H1. The modem shall be equal or better to a MultiTech MultiModem II 9600 baud modem, Model MT932BA, available from Multi-Tech Systems Inc., 2205 Woodale Drive, Mounds View, Minnesota 55112, Phone (612) 785-3500, FAX (612) 785-9874. The modem shall meet the following requirements:

1)	300, 1200, 2400 4800 or 9600 baud selectable

2)	Automatic Answer Mode

3)	MNP Level 5 data compression

4)	Pulse or touch-tone dialing

5)	Full or Half-duplex operation

6)	Fully compatible with the "AT" command set

7)	Compatible with CCITT V.32, CCITT V.22, Bell 103, and Bell 212A modem specifications

8)	Meets FCC Part 15, FCC Part 68 regulations for direct connection to telephone lines

9)	Hardware flow control

l.	Remotely Controllable Code Operated Switch. The Contractor shall supply and install a remotely controllable code operated switch at Assembly H1. The code operated switch shall be equal or better than a Black Box Model GS-SW540A available from Black Box Corporation,P.O. Box 12800, Pittsburgh PA 15241, phone (412) 746-5530, FAX 1-800-321-0746. The code operated switch shall meet the following requirements:

1)	minimum four addressable ports

2)	Speed: 110 to 19,200 bps, each port individually setable

3)	Flow Control: Hardware X-ON/X-OFF

4)	Data Format: 7 or 8 data bits; odd, even, or no parity

5)	Connectors: DB25s (female); DTE/DCE strap-setable

6)	Power: 115 VAC, 60 Hz, 5 watts

8.	Traffic Volume Counters. The Contractor shall supply and install traffic volume equipment at Assembly H1 with the capability of counting traffic in all lanes. The traffic volume counter shall be a GK brand unit available from Northwest Signal Supply, Inc., 17410 Southwest 63rd Avenue, Lake Oswego, Oregon 97035 Ph (503) 635-4351, Fax (503) 635-4341. The traffic volume counters shall include:

a.	GK model 6000 TC

b.	loop card

c.	Communications card

d.	Rechargeable battery

e.	64KB data module

f.	Battery charger

g.	Connective cable

h.	Modem cable

i.	User manual

j.	Two (2) year extended warrantee

9.	Automated Vehicle Classification (AVC) Counters and Sensors. The contractor shall supply and install a 4-lane automated vehicle classification system at Assembly H1. The AVC counter and piezoelectric axle sensors shall be PAT brand C100S available from PAT Equipment Corporation, Inc., 1665 Orchard Drive, Chambersburg, PA 17201, phone (717) 263-7655. AVC counters and sensors shall include:

a.	PAT model C100S

b.	Digital Loop Card

c.	Communications card

d.	Loop cable

e.	Power cable

f.	Axle detector cable

g.	Modem cable

h.	User manual

i.	Rechargeable battery

j.	Battery charger

k.	Piezo axle sensor (1 per lane), with coaxial leads long enough to reach the controller cabinet without spices

l.	Epoxy with hardener for each piezo axle sensor

m.	Digital Piezo Signal Analyzer Card

n.	Two (2) year extended warrantee

669-3.01  CONSTRUCTION REGULATIONS.

1.	Field Inspection.	Before installation (conduit/wiring, inductive loops, piezoelectric cable axle sensors, and cabinets) the Contractor shall notify the Highway Data Section (HDS) in writing a minimum of 3 working days (excluding Saturday, Sunday and State or Federal Holidays). A representative of the HDS shall be present to approve the installation prior to final burial or encasement. Any unacceptable installations shall be corrected and re-inspected for completeness prior to burial or encasement. Any installation buried or encased without approval by HDS personnel shall be uncovered, removed, and/or replaced at the Contractor's expense. Any expense or delay in the project scheduling will be the responsibility of the Contractor.

2.	Wiring.	All wiring shall be installed in accordance with subsection 660-2.09(A), Wiring. All conductors shall terminate and be soldered to "spade" type terminal lugs.

a.	All unused pairs shall be properly terminated. At junction boxes, unused pairs shall be terminated within splices and labeled. At cabinets unused pairs shall be terminated to a terminal block and labeled.

b.	All wiring shall have at least two feet of slack cable in each junction box and at least six feet of slack cable available in the equipment cabinet prior to the terminal block.

c.	All wiring shall be labeled in all junction boxes.

3.	Conduit.	All conduit shall be installed in accordance with subsection 660-2.05, Conduit or as indicated on the plans. Nylon pull cords shall be left in all conduit larger than 1 inch. Drain holes shall be placed at the low points of all conduit.

4.	Junction Boxes. All J-boxes shall be installed in accordance with subsection 660-2.06, Junction Boxes or as indicated on the plans. Junction Boxes used for ATR inductive loops and other sensors shall not contain wiring greater then 24 volts.

5.	Inductive Loops. All inductive loops used for ATRs shall be installed and constructed in accordance with subsection 660-4.01, Installation Details, unless otherwise specified in this Section or on the plans.

The plans are not schematics. Installation of the inductive loops shall be centered within the travel lane and shall closely conform to the location and layout of conduit runs shown in the plans. Inductive loops used for AVC within a lane shall be located sixteen feet from leading edge to leading edge with a plus-or-minus one inch (± 1") tolerance.

All inductive loops installed through existing asphalt paving shall be installed using full-lane-width cuts a minimum of eight feet (8') in length, with the inductive loops centered in the 8' cut with a minimum distance of one foot (1') to the edge of the cut. All edges of the cuts shall be tack-coated during patching to ensure full adhesion. All full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from 'telegraphing' through the final lift asphalt. Compaction tests shall be required at the discretion of the Highway Data Supervisor.

All loops installed in new asphalt paving shall be installed immediately prior to final paving of the particular section of road. Installation of loops after final lift paving shall not be permitted.

a.	Loop Size. All inductive loops shall be formed of four turns of wire, and shall be six feet square with plus-or-minus one inch tolerance.

b.	Lead-in Conduit. All lead-in conduit from edge of pavement to the inductive loops shall be straight and perpendicular to the center line of the road. The loops shall be installed such that the weather-sealed cover plate on the 'T' body connector is on the top.

6.	Cabinets. The Highway Data Supervisor shall be consulted prior to cabinet placement.

All cabinets shall comply with the National Electrical Code article 90-7 as a cabinet assembly. The cabinet assembly shall include all electrical service, wiring, circuit breakers, surge protection, receptacles, etc. which carries more than 24 VDC.

All cabinets shall be installed out of the clear zone unless protected by safety barriers.

All cabinets shall be installed with the doors facing away from the road.

All conduit leading to the cabinet shall be brought down through the bottom of the cabinet; no conduit runs shall be cut through the sides or top of the cabinet.

All terminal blocks and wire pairs shall be clearly labeled on the block. Terminal blocks shall be mounted so that all terminals are easily accessible from the front of the cabinet. By convention, wire pairs shall be labeled such that inductive loops and other sensors in the lane nearest to the cabinet are at the top or left side of the block.

7.	Installation and Commissioning of the Traffic Volume Counter. The Contractor shall install and commission the traffic volume counter as a working system. The counter system must be able to detect and record the presence of vehicles in all lanes, and communicate via telemetry to the computers at the main office or field office of the Highway Data Section.

Per manufacturer's instructions, the inductive loop sensors shall be connected to the electronics, the traffic volume counter shall be connected to 120 volt electrical power through a battery and battery charger, the counter shall be connected to telephone service through the code operated matrix switch and the telephone modem, and all internal parameters shall be set and adjusted as needed.

Specific operating parameters and communication software may be obtained from the Highway Data Section. Commissioning of the traffic volume counter system requires the temporary use of a MS DOS compatible laptop microcomputer.

8.	Installation and commissioning of the AVC Piezoelectric Sensors and Electronics. The contractor shall install and commission the AVC as a working system. The AVC system must be able to detect, properly classify and record vehicles per FHWA Scheme F, and communicate via telemetry to the computers at the main office or field office of the Highway Data Section.

All permanent piezoelectric sensors shall be installed per AVC equipment manufacturer's recommendations. A suggested installation sequence is available from the Highway Data Section. Piezoelectric sensors for AVC shall be installed in sawcut slots in final pavement. "Blockouts" shall not be used. All coaxial cables shall be run to the equipment cabinet without splices and terminated on the specified terminal block, with at least six feet of slack cable available in the equipment cabinet prior to the terminal block.

Per manufacturer's instructions, the sensors shall be connected to the electronics, the AVC electronics shall be connected to 120 volt electrical power through a battery and battery charger, the AVC electronics shall be connected to telephone service through the code operated matrix switch and the telephone modem, and all internal parameters shall be set and adjusted as needed.

Specific operating parameters and communication software may be obtained from the Highway Data Section. Commissioning of the AVC system requires the temporary use of a MS DOS compatible laptop microcomputer.

9.	Utilities.

a.	Load Center Installation. The Contractor shall provide and install a stepdown transformer and Type 2 Load Center (120/240 volts) at the cabinet for Assembly H1, connected to Load Center A (480 volts) via wire in underground conduit as shown on the plans. The load centers shall be installed per the plans, specifications and the requirements of the appropriate Electrical Utility. Conductors shall be brought into the cabinet through separate conduit and junction boxes solely for that purpose; there shall be no wiring carrying more than 24 volts in any conduit or junction box containing wiring from the data collection sensors.

b.	Inspection. The Contractor shall request inspection of the Load Center and cabinet by the Department of Labor, Division of Mechanical Inspection (DOL/DMI), and/or by any local authority that may be required.

c.	Electrical Utility Connection. After approval of the Load Center by the DOL/DMI and/or the local authority, the Contractor shall inform the Project Engineer as to when electrical service is needed at the Load Center, with sufficient time to enable the Project Engineer to schedule the installation with the Electrical Utility prior to commissioning of the equipment. The Project Engineer will make arrangements in writing with the Electrical Utility to connect to the Load Center. The Electrical Utility will provide service to the Load Center upon request of the Project Engineer.

d.	Telephone Wireline Installation. Wiring for telephone service will be provided and installed by the Telephone Utility. Underground telephone wiring is usually installed in association with the Electrical Utility when electrical service is installed. The Telephone Utility will provide and install a Network Interface Device (NID). The Contractor shall furnish and install a pressure-treated 4 x 4 inch post within 10 feet of the Cabinet prior to installation of the NID. The post shall be 10 feet in length with 6 feet extending above ground. A minimum 6-pair wire shall be run to the NID.

e.	Wireline Connection. The Contractor shall provide and install a RJ-11 telephone jack inside the cabinet, and shall provide and install all wiring, conduit and pressure-treated post to connect the telephone jack to the NID.

f.	Telephone Wireline Activation. The Contractor shall inform the Project Engineer as to when telephone service is needed at the telephone jack, with sufficient time to enable the Project Engineer to schedule the installation with the Telephone Utility prior to commissioning of the equipment. The Project Engineer will make arrangements in writing with the Telephone Utility to install and connect the NID. The Project Engineer will inform the Contractor of the telephone number at the NID.

669-3.02 ACCEPTANCE TESTING. The Contractor shall perform acceptance testing on all ATR installations.

All ATR installations shall have general tests conducted by the Contractor in accordance with subsection 660-4.01

In addition to the general tests, Acceptance Tests shall be performed by the Contractor on all Automated Vehicle Classification installations. Acceptance tests shall be performed to demonstrate that the AVC system performs at or above the required accuracy. The classification standard used shall be in accordance with FHWA Schedule F. Exact measurements for the axle spacings to be used for each vehicle classification shall be obtained from the Highway Data Supervisor.

1.	Accuracy Requirements. The accuracy of Automated Vehicle Classifiers is such that, if good lane discipline is maintained:

a.	not more than plus or minus ten percent (+ 10 %) of the total vehicles in FHWA Class 1 through Class 3 and,

b.	not more than plus or minus five percent (+ 5 %) of the total vehicles in FHWA Class 4 through Class 13 are classified in the wrong bin when compared with a concurrent manual classification count.

c.	The AVC Acceptance Test shall consist of an hour-by-hour and summary comparison of a manual classification count with the output of the permanent AVC. A manual vehicle classification count shall be performed for sixteen consecutive hours (16 hrs) at the AVC site. During that 16 hour period, a minimum of five (5) vehicles in an individual vehicle type bin is required in order to be included in the final comparison.

d.	The difference between the number of vehicles in each type bin as observed manually and as recorded by the AVC system shall be computed. If more than the allowed percentages as listed above are classified in the wrong bin when compared with a concurrent manual classification count, the AVC equipment shall be recalibrated and the test performed again until the system meets the required accuracy.

2.	Alternate Acceptance Test. An alternate acceptance test for AVC equipment may be performed using a test vehicle. A class 9, 5 axle semi-tractor-trailer is driven over the AVC sensors. The distance between the axles measured by the AVC is compared to that measured at rest. The AVC equipment is adjusted until all axle spacing measurements from ten consecutive passes of the test vehicle are measured accurately within plus-or-minus 0.5 foot.

669-3.05  SUBMITTALS. All submittals shall be provided to the Highway Data Supervisor prior to final approval of the work or as otherwise called for herein.

1.	Equipment List(s) and Drawings. The Contractor shall submit for review and approval by the Highway Data Supervisor within thirty days following award of the contract, three collated copies of a portfolio of equipment and materials which he proposes to install for the ATRs. The portfolio(s) shall consist of a table of contents which includes each item's intended use(s), and a description that includes product name, manufacturer, model or part number.

The Materials Submittal shall include a detailed shop drawing of the Style CBA2 cabinet showing the location of all mounted components, including the thermostatically controlled heater, thermostatically controlled exhaust (cooling) fan, switched fluorescent light, shelves, Corbin #2 locks keyed to match existing Highway Data Section cabinets with Corbin locks, Ground Fault Circuit Interrupt (GFCI) circuit breakers, two of four 110 volt receptacles, two sets of thirty position terminal blocks, surge protectors for all electrical and telephone equipment.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.	Utility Schedule. The Contractor shall submit for review and approval by the Highway Data Supervisor within sixty days following award of the contract, three collated copies of a schedule to install and activate the electrical and telephone utilities to the ATR cabinet at Assembly H1. The Utility Schedule will clearly identify in detail what actions will be taken to ensure timely activation of electrical and telephone service, when the activity will occur, and who is responsible for completing each action. The schedule shall include the name, employer, position title and telephone number of both who is to be contacted and who is to be responsible for completing each action.

3.	As-Built Plans. The Contractor shall prepare four complete sets of as-built plans which will be kept current with the construction. These as-built plans shall detail all  construction changes made to the plans. As-builts shall include the following information on the appropriate sheets; the location and depth of all inductive loops and conduit runs, and, the station and offset of all junction boxes. Redlines of full size construction plans will be acceptable. Three sets of as-built plans shall be presented to the Project Engineer, and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation.

4.	Photographs. The Contractor shall present photographs and 35 mm negatives documenting the installation of all inductive loops. The photos shall show the loops in place prior to covering with gravel and asphalt pavement. The photographs shall include at least one view of each loop showing the conduit to the nearest junction box, and at least two overall views of each ATR installation showing placement of the inductive loops. the photographs shall be 5" X 7" color prints, and shall be labeled with the identification of each loop as indicated on the plans (for example; H1 - W1NLA).

5.	Test Results. Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Highway Data Supervisor prior to acceptance of the Automated Traffic Recorder Installation. Tests will be conducted in accordance with subsection 660-4.01, Installation Details.

6.	Manuals. The Contractor shall provide to the Highway Data Supervisor all installation, repair and operation manuals for all traffic volume and classification equipment.

7.	Materials. The Contractor shall provide to the Highway Data Supervisor any and all epoxy grout remaining after installation.

669-4.01  METHOD OF MEASUREMENT. The quantity to be paid for will be all completed and accepted Automated Traffic Recorder Installations as shown on the plans or as directed by the Project Engineer.

669-5.01  BASIS OF PAYMENT. The contract unit bid price for all Automated Traffic Recorder installations shall be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorders	Lump Sum

SECTION 670

TRAFFIC MARKINGS

Special Provisions

670-1.01  DESCRIPTION. Delete the first sentence and substitute the following:  This work shall consist of placing durable pavement markings. Durable pavement markings consist of either preformed marking tape or methylmethacrylate pavement markings at the Contractor's option. Once selected, only one durable pavement marking type shall be used throughout the project.

670-2.01  MATERIALS. Add the following:  Methylmethacrylate pavement markings shall conform to Subsection 712-2.17.

The methylmethacrylate pavement markings shall be applied using an ambient temperature curing, two component methylmethacrylate system for application on either asphalt or cement concrete surfaces. The material shall be free from defects or imperfections which might adversely affect the serviceability of the finished product. It shall be free from dirt and other foreign material and cure to a tough serviceable film.

Glass beads for drop on application shall be those recommended in writing by the striping material manufacturer and as approved by the Engineer.

Standard Modifications

670-3.01  CONSTRUCTION REQUIREMENTS. In the last paragraph under Item 2., insert "pneumatic" immediately before "roller". (5/12/89)M22

Special Provisions

670-3.01  CONSTRUCTION REQUIREMENTS. Add the following after Item 3:

4.	Methylmethacrylate Pavement Markings. The roadway areas to receive methylmethacrylate pavement markings shall be prepared in accordance with this Section and the manufacturer's recommendations.

Methylmethacrylate pavement markings shall be applied at a minimum thickness of 60 mils. The thickness will be measured without the glass beads.

A manufacturer's representative shall be present on the first day of striping for each type (sprayed or extruded) and additional days as required by the Engineer.

Striping shall not be applied to new asphalt until the asphalt has cured to the satisfaction of the manufacturer's representative.

The application rate of beading on sprayed markings shall be 20 pounds of beads per gallon and 12 pounds of beads per 100 square feet for extruded markings.

The surface temperature of the roadway shall be in the range of 30 to 105 degrees Fahrenheit for stripe application. The roadway surface shall be thoroughly dry.

Methylmethacrylate stripe material shall be applied with equipment designed and capable of properly mixing at the point and time of application in accordance with the manufacturer's recommendations.

670-3.04   PAINT REMOVAL. Change the title of this subsection to "Pavement Markings Removal".

Replace the first sentence of the second paragraph with the following:  Pavement markings shall be removed to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement. Painting over existing striping does not meet the requirement for removal. Any method utilizing burning with an open flame shall not be used for the removal of pavement markings on the final paving lift.

670-3.05  PRELIMINARY SPOTTING. Add the following:  After acceptance of the crushed aggregate base course layer, but prior to paving, the Engineer will establish passing/no passing zones. The Engineer will establish the no passing zones in accordance with Chapter 3 of the Alaska Traffic Manual. (3/30/94)R192

670-4.01  METHOD OF MEASUREMENT. Add the following:  Item 670(11), Durable Pavement Markings will not be measured for payment.

670-5.01 BASIS OF PAYMENT. Add the following:  Removal of pavement markings and repair of any damaged pavement or surfacing caused by the pavement marking removal operation will not be paid for directly, but will be subsidiary to Item 670(11), Durable Pavement Markings, and work performed under Section 643.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

670(11)	Durable	Lump Sum

Pavement Markings

SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.03  EMULSIFIED ASPHALTS. Delete the first and second sentences and substitute the following:  The STE-1 cationic emulsified asphalt shall comply with the requirements listed below when tested in accordance with ASTM D 244:

TESTS ON EMULSION

Viscosity, Saybolt Furol at 25o C	30 max.

Storage Stability, 1 day, %	1 max.

Demulsibility, 35 ml, 0.8% Sodium dioctyl

sulfosuccinate solution, %	25 min.

Sieve Test, % retained	0.10 max.

Particle Charge	Positive *

Distillation Oil by Volume of Emulsion, %	5 max.

Distillation Residual by Weight of Emulsion, %	45 min.

*	If particle charge test is inconclusive, materials having a maximum Ph value of 6.7 will be acceptable.

TESTS ON RESIDUE

Penetration, 25o C, tenths of a mm	100 min.

200 max.

Ductility, 25o C, 5 cm/min., cm	40 min.

Solubility in Trichloroethylene, %	97.5 min.

702-2.04  STORAGE AND APPLICATION TEMPERATURES. Add the following to Table 702-1:

| Type & Grade of Material | Spray (oF) | Mix (oF) | Storage (oF) |
| --- | --- | --- | --- |
| STE-1 | 70-140 | 70-150 | 50-125 |

(10/22/93)R183

Standard Modifications

702-2.04  STORAGE AND APPLICATION TEMPERATURES. In Table 702-1, change storage temperatures for Acs from "340 Max" to "325 Max". (5/12/89)M23

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  FINE AGGREGATE FOR CONCRETE. In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

703-2.02  COARSE AGGREGATE FOR CONCRETE. In the first sentence, insert ", class B," after "AASHTO M 80".

(7/16/93)M24

703-2.03  AGGREGATE FOR BASE. Add the following to the list under the first paragraph:

Plastic Index      AASHTO T 90      6 max.

(5/7/91)M45

Special Provisions

703-2.03  AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

| Sieve Designation | Grading D-1 |
| --- | --- |
| 1 inch ¾ inch _ inch No. 4 No. 8 No. 30 No. 50 No. 200 | 100 70-100 50-79 35-58 20-47 10-26 6-19 0-6 |

Standard Modifications

703-2.04  AGGREGATE FOR PLANT MIX ASPHALT PAVEMENT. Replace this subsection with the following:

Coarse Aggregate. Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality. All material shall be free from clay balls, vegetative matter or other deleterious matters. Coarse aggregate shall not be coated with dirt or other finely divided mineral matter. In addition, coarse aggregate shall meet the following requirements:

| Percent of Wear | AASHTO T 96 | 45 max. |
| --- | --- | --- |
| Degradation Value | ATM T-13 | 30 min. |
| Percent Sodium Sulfate loss | AASHTO T 104 | 9 max. (5 cycles) |
| Percent Fracture | ATM T-4 | 80 min. single face |
| Thin-Elongated pieces | ATM T-9 | 8% max. |

Fine Aggregate. Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Test.

Blended Aggregate. The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3. The fraction actually retained between any two consecutive sieves larger than the No. 100 shall be not less than 2 percent of the total. Aggregate gradations shall be determined by ATM T-7. The size of extracted samples for gradation will be in conformance with AASHTO T 164; extracted gradations will be performed in accordance with AASHTO T 30.

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| Sieve Designation | Gradation Designation |  |  |
| --- | --- | --- | --- |
|  | Type I | Type II | Type III |
| 1 inch | 100 | - | - |
| 3/4 inch | 75-90 | 100 | - |
| 1/2 inch | 60-86 | 75-90 | 100 |
| 3/8 inch | 50-78 | 60-88 | 75-90 |
| No. 4 | 34-62 | 44-72 | 50-78 |
| No. 8 | 24-52 | 30-58 | 32-60 |
| No. 16 | 16-42 | 20-44 | 20-45 |
| No. 30 | 10-32 | 12-34 | 12-34 |
| No. 50 | 8-24 | 8-24 | 8-24 |
| No. 100 | 5-16 | 5-16 | 4-15 |
| No. 200 | 3-8 | 3-8 | 3-8 |

(7/16/93)M62

703-2.07  SELECTED MATERIAL. Add the following to item 1., Selected Material, Type A:  It shall have 30 to 55 percent maximum by weight of particles passing the No. 4 sieve. (10/1/91)R89

SECTION 705

JOINT MATERIALS

Standard Modifications

705-2.05  FLEXIBLE WATERTIGHT GASKETS. In the first paragraph, add: "and precast manhole sections" after "rigid pipe."  (7/2/93)M56

SECTION 706

CONCRETE, CLAY, FIBER, AND PLASTIC PIPE

Special Provisions

706-2.07  CORRUGATED POLYETHYLENE PIPE. Delete in its entirety and substitute the following:  Corrugated polyethylene pipe shall conform to the following:

Culverts and Stormdrains	AASHTO M 294

Type S (double wall)

Underdrains

diameter less than 10 inches	AASHTO M 252

diameter greater than 10 inches	AASHTO M 294

(5/7/91)S60

SECTION 707

METAL PIPE

Special Provisions

707-2.01  CORRUGATED STEEL PIPE, PIPE ARCHES, AND UNDERDRAINS. Add the following:  Corrugated metal pipe shall be constructed with helical corrugation, not annular corrugation pattern.

707-2.05  WATER CONDUIT. Delete this subsection in its entirety and substitute the following:

1.	Applicable Standards for Water Conduit. The most recent revision for the following standards for the American Society for Testing and Materials (ASTM), the American Association for State Highway and Transportation Officials (AASHTO), the American Standards Association (ASA), and the American Water Works Association (AWWA) are hereby made a part of these specifications:

ANSI/AWWA C-104/A21.4	Cement Mortar Lining for Ductile Iron Pipe and Fittings for Water.

ANSI/AWWA C-105/A21.5	Polyethylene Encasement for Ductile Iron Piping For Water and Other Liquids.

ANSI/AWWA C-110/A21.10	Ductile Iron and Gray Iron Fittings, 3-Inch through 48-Inch, For Water And Other Liquids.

ANSI/AWWA C-111/A21.11	Rubber Gasket Joints for Ductile Iron and Gray Iron Pressure Pipe and Fittings.

ANSI/AWWA C-115/A21.15	Flanged Ductile Iron Pipe with Threaded Flanges.

ANSI/AWWA C-150/A21.50	Thickness Design of Ductile Iron Pipe.

ANSI/AWWA C-151/A21.51	Ductile Iron Pipe, Centrifugally Cast in Metal Molds Or Sand Lined Molds, For Water Or Other Liquids.

2.	Ductile Iron Pipe and Fittings.

a.	Pipe. Ductile iron pipe shall conform to AWWA C151, with cement mortar lining meeting the requirements of AWWA C-104. Class 52 ductile iron pipe shall be used for water conduit between 3 and 16 inches in diameter unless otherwise indicated on the plans.

b.	Fittings. All fittings shall be a minimum 250 psi pressure rating, mechanical joint or all bell, either lined or unlined, either cast iron or ductile iron, unless otherwise indicated on the plans or in these special provisions. All fittings shall meet the requirements of AWWA C-110.

Rubber gasket joints for ductile iron pipe and fittings shall conform to AWWA C-111.

c.	Piping Joints and Connections.

(1)	Joint Tie Rods. Tie rods shall be all-thread black iron or mild steel and shall be located symmetrically around the perimeter of the pipe, using anchoring lugs of standard manufacture for attachment where required. Tie rods shall be 3/4 inch diameter on pipe 16 inches and less. There shall be 2 rods on pipes 12 inches and less and 4 each on pipes 14 to 16 inches in diameter.

707-2.06  SERVICE PIPE. Delete this subsection in its entirety and substitute the following:

Pipe. Ductile iron pipe or soft drawn seamless copper type "K" shall be used for all water and sewer service pipe. Galvanized pipe, asbestos-cement pipe and the use of lead-tipped gaskets shall be prohibited.

Key Box and Valve Box. The key box shall provide clear and unobstructed access to a valve or curb stop to enable the AWWU operation of the valve or curb stop. Key boxes or valve boxes shall be furnished and installed in accordance with Subsection 627-3.05, and Subsection 712-2.11, Valve Service Boxes. AWWU key boxes shall not be in contact with a natural gas main or service line.

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.06  FRAMES, GRATES, COVERS AND LADDER RUNGS. Add the following:  Ductile iron castings shall conform to the requirements of ASTM A536 for grade 60-4018. (9/1/89)R78

712-2.14  PREFORMED PAVEMENT MARKINGS. Add the following to paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length. In solid stripe area, the tape length shall, where possible, be a minimum of 100 feet . 2/14/92)R150

712-2.15  TEMPORARY RAISED PAVEMENT MARKERS. Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they supplement, substitute, or serve as a positioning guide.

712-2.16  TEMPORARY RAISED PAVEMENT MARKERS FOR SHORT-TERM OPERATIONS, SEAL COATS, AND SURFACE TREATMENTS. Add the following Subsection:  The marker shall consist of an L-shaped polyurethane body with retroreflective tape on the top vertical section and with a self-adhesive base. Both faces of the yellow marker and one face of the white marker shall be reflectorized. The marker body shall be made from 0.060 inch minimum thick polyurethane; the vertical leg shall be approximately 2 inches high by 4 inches wide and the base approximately 1-1/8 inches wide. The polyurethane body shall conform to Table 712-1.

The adhesive shall be factory-applied to the marker base, and made of a pressure-sensitive material, a minimum 1/8 inch thick and 3/4 inch wide, with release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raised pavement markers, the markers shall come with a protective cover made of clear flexible polyvinyl chloride.

The reflective tape shall be metalized polycarbonate microprism retroreflective material with acrylic backing or equal, a minimum 0.25 inch wide by 4 inches long, and provide the minimum optical performance shown in Table 712-2, for an observation angle of 0.2 degrees.

TABLE 712-1

| PROPERTY | RESULT | ASTM TEST METHOD |
| --- | --- | --- |
| Specific Gravity (min.) | 1.19 | D 792 |
| Hardness | 80A | D 2240 |
| Tensile Strength (psi, min.) | 4600 | D 412 |
| Ultimate Elongation (percent, min.) | 330 | D 412 |
| Modulus at 300 percent (psi, min.) | 1000 | D 412 |
| Stiffness @ -20o F (psi, min.) @ +72o F (psi, min.) | 1700 900 | D 1053 D 1053 |
| Compression Set 22 hr. @ 70o C (percent, max.) | 65 | D 395 |
| Taber Abrasion CS17 wheel wt. loss (mg/1000 cycles) | 3 | --- |

TABLE 712-2

| Horizontal Entrance Angle | Specific Intensity* |  |
| --- | --- | --- |
|  | White | Yellow |
| 0 degrees | 3.5 | 3.0 |
| 30 degrees | 2.7 | 1.7 |

* Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident light.

(5/7/91)S61

712-2.17 METHYLMETHACRYLATE PAVEMENT MARKINGS. Add the following subsection:

Quality Requirements:  The markings shall be formulated and manufactured from new materials.  It shall be free from defects and imperfections that might adversely affect the serviceability of the finished product.  It shall be free from dirt and other foreign material and cure within the time specified to a tough serviceable film.  Part "A" resin system shall be methyl methacrylate based.  Part "B" shall be benzoyl peroxide in liquid plasticizer.

The quality of material supplied shall be that of Dura-Stripe Type IV or equal.

Performance Properties:

Viscosity:  5,000 - 12,000 cps (ASTM D2196 Method B, LV Model, Spindle #4 at 60 RPM.

No Tract Time:  Material shall be track free after 15 minutes when applied at 40 mils (ASTM D711).

Hardness:  Shore Durometer, A-1, 80 minimum after 24 hours.

Tensile Strength:  At break, minimum 125 PSI (ASTM D638)

Percent Elongation:  Minimum 20% (ASTM D638).

Water Absorption:  Maximum 0.5% (ASTM D570).

Chemical Resistance:  Seven day immersion

Anti-freeze			No effect

Motor Oil			No effect

Diesel Fuel			No effect

Gasoline			No effect

Calcium Chloride		No effect

Sodium Chloride		No effect

Transmission Fluid		No effect

The marking compound shall be resistant to the effects of ultra-violet light.

Adhesion:  To Portland Cement, minimum 2000 psi, to asphalt, dependent on tensile failure of the substrate.

Skid Resistance:  Minimum 45 (ASTM E303) in units (British pendulum).

Reflectivity:  Initial, minimum 200 millicandella  (as applied).

Composition:  The composition is at the discretion of the manufacturer, but shall be essentially comprised of resins, reactive monomers, pigments, aggregate and glass beads.  When mixed in the stated ratio, the material shall cure to 99% minimum by weight and volume solids.

Delete this Section and substitute the following:

SECTION 726

TOPSOIL

Special Provisions

726-2.01  TOPSOIL. Topsoil furnished by the Contractor shall consist of a natural friable surface soil without admixtures of undesirable subsoil, refuse, or foreign materials. It shall be reasonably free from roots, clods, hard clay, noxious weeds, tall grass, brush, sticks, stubble or other litter, and shall be free-draining and non-toxic.

TABLE 726-1

TOPSOIL REQUIREMENTS

| REQUIREMENT | CLASS A | CLASS B |
| --- | --- | --- |
| Sieve Designation | Percent Passing by Weight |  |
| 3 inch | - | 100 |
| ½ inch | 100 | - |
| No. 4 | 95-100 | 75-100 |
| No. 16 | 64-90 | 50-95 |
| No. 200 | 30-60 | 20-80 |
| Organic Content* | 10% - 40% | 5% minimum |
| Limestone | 1.5 tons per acre | - |

*	Determined by loss on ignition of oven dried sample in accordance with ATM T-6

The Contractor shall notify the Engineer of the location from which he proposes to furnish topsoil at least 30 calendar days prior to delivery of topsoil to the project from that location. The topsoil and its source will be inspected and tested by the Engineer before approval will be granted for its use.

(8/1/94)R139

Replace Section 729 with the following:

SECTION 729

GEOTEXTILES

Standard Modifications

729-2.01  EMBANKMENT SEPARATION AND REINFORCEMENT. Geotextile materials for embankment separation shall conform to AASHTO M 288 for Separation (medium survivability), except that the minimum permeability of the fabric shall be 0.005 cm/sec. (7/2/93)M47

SECTION 730

SIGN MATERIALS

Standard Modifications

730-2.04  SIGN POSTS. Under Item 2., a., replace the second sentence with the following:  Sheets for post fabrication shall be zinc coated in accordance with ASTM A 525, coating designation G 90. (7/2/93)M57

Special Provisions

730-2.04  SIGN POSTS. Delete Item 4., "Multi-directional Breakaway Load Concentration Coupler Base Assemblies and Coupler Hinge Plate", and substitute the following:

4.	Wide Flange Posts.

a.	Steel for wide flange posts shall conform to AASHTO M 183.

b.	Post sizes shall be as designated on the Plans.

c.	Posts shall be hot dip galvanized in a manner conforming to AASHTO M 111 after fabrication. Any cutting of metal posts after hot dip galvanizing shall be accomplished with minimum damage to the zinc coating and all exposed surfaces shall be protected by treating the exposed area in the same manner as if it were abraded or damaged.

d.	Galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating shall be repaired in accordance with the applicable provisions of AASHTO M 36.

(5/7/91)S43

APPENDIX A

CONSTRUCTION OR MAINTENANCE

NEAR ELECTRICAL FACILITIES

and

ELECTRICAL FACILITY CLEARANCE REQUIREMENTS

APPENDIX B

PERMITS

APPENDIX C

CONSTRUCTION SURVEYING REQUIREMENTS