- SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in bid preparation is available from the Department of Transportation and Public Facilities, Anchorage office, located at 4111 Aviation Avenue.

1.	Publications.  The following are available from the Plans Room:

a.	Standard Specifications for Highway Construction, 2004 Edition ($25.00).

b.	Alaska Test Methods Manual (Lab & Field), 2012 Edition ($25.00). Available online at:

http://www.dot.state.ak.us/stwddes/desmaterials/mat_waqtc/pop_testman.shtml

c.	Alaska Storm Water Pollution Prevention Plan Guide, March 2011.

d.	Quantity Computations

e.	Cross Sections

f.	Data Report, East Airpark Drainage Extension, Phase II Geotechnical Investigation (Golder Associates), September 26, 2011.

Data Report, Storm Drain Improvement Postmark Drive, May 2011, Prepared by Golder Associates

g.	Phase II Environmental Site Assessment Report; Former Delta Airlines Cargo and Troy Air, Inc Sites, East Airpark Storm Drainage Extension Project, Anchorage, Alaska (Golder Associates), February 6, 2012

h.	Erosion and Sediment Control Plan, ANC East Airpark Drainage Extension Phase II, Project No. 52365, March 2012. Prepared by CRW Engineering Group, LLC.

Erosion and Sediment Control Plan, Postmark Drive Storm Drain Repair, Project No. 52412, March 2012. Prepared by CRW Engineering Group, LLC.

2.	Materials Certification List (MCL).  The MCL provides the Engineer with the appropriate approving authority.  Contractor, submit certification for each material to the Engineer.  The MCL is included in Appendix B.

3.	Environmental Documents.  The Department has approved an environmental document addressing concerns and environmental commitments.  This document is available for review in the Department Section of Preliminary Design and Environmental.  (907) 269-0542.

- 4.	Section 120, Disadvantaged Business Enterprise (DBE) Program.  Effective for FHWA funded projects advertised on or after March 5, 2012, there is a revised Statewide Special Provision for Section 120 DBE Program, revised DBE forms, and other revised construction contract forms.  Contractors are encouraged to review the construction contract forms and the revised Statewide Special Provision for Section 120 DBE Program which includes changes to timelines for submission of the DBE Utilization Report and DBE Good Faith Effort documentation, if applicable.  See also the revised Required Documents form, 25D-4A.

Any questions about this notice may be directed to Grace San Miguel Morfield, Manager of the Civil Rights Office, (907) 269-0850, or email grace.sanmiguel-morfield@alaska.gov.

- 5.	DBE Program Waiver - Central Region Projects.  The US DOT Waiver for the DBE Program has been implemented on Central Region Projects since August 1, 2011.  The DBE Program Waiver approved by USDOT addresses the issue identified in the Department's Disparity Study which found that DBE firms that are owned by Non-Minority Women were participating on the Department's construction contracts and subcontracts on an equal basis similar to other non-DBE contractors and non-DBE subcontractors for Central Region only.

- As a result, DBE contract goals cannot be met through the use of female caucasian owned DBEs.  This Waiver does not affect DBE project goals for airports or transit projects anywhere in Alaska, and does not apply to professional service agreements or highway construction projects in Northern or Southeast Regions.

- The decision to continue or discontinue the use of the Waiver will be made on an annual basis.

Any questions about this notice may be directed to Grace San Miguel Morfield, Manager of the Civil Rights Office, (907) 269-0854, or email Grace.sanmiguel-morfield@alaska.gov.

6.	Utilities.

a.	Agreements and Dispositions.  Utility Agreements and dispositions are available for review at the office of the Utilities Engineer, (907) 269-0650.  Copies may be available, coordinate with the Utility Engineer.

b.	Utilities, and Erosion, Sediment and Pollution Control.  Utilities will be relocated by others concurrently with construction of this project.  The Contractor is responsible for the coordination with Other Contractor’s and for control of erosion, sediment and pollution including stabilization of areas disturbed during utility relocation, as described in Section 105-1.06.

The Contractor will identify, in their SWPPP, other work that is or will occur inside or adjacent to the project limits during the contract period.

7.	Asphalt Laydown Temperatures.  The Department may monitor laydown temperatures using a thermal imaging camera.  Unsatisfactory areas will be subject to additional testing and/or replacement at the Contractor’s expense as specified in Division 400.

8.	High Visibility Clothing.  The Department requires all workers within the project limits to wear an outer visible surface or layer of high visibility color and retroreflectivity.  See subsection 643-3.11.

9.	Signals, Lighting Poles, Load Centers, Controller Assemblies:  The Plans and Specifications are revised for these items including, anchors to the foundations, foundations and conduit installation.

FED_SOA-CRSNtB-030512

PART 4

STANDARD MODIFICATIONS

AND

SPECIAL PROVISIONS

To the STATE OF ALASKA

STANDARD

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

2004

EDITION

SECTION 101

DEFINITIONS AND TERMS

Special Provisions

101-1.02 ACRONYMS. [SSAC] Add the following acronyms:

AC	FAA Advisory Circular

ANC	Ted Stevens Anchorage International Airport.

AOA	Air Operations Area

CFR	Code of Federal Regulations.

CSP	Construction Safety Plan

FAA	Federal Aviation Administration

NOTAMs	Notices to Airmen (FAA)

SSAC	Standard Specification for Airport Construction

TSA	Transportation Security Administration

52365/52412-031112

Standard Modifications

101-1.03 DEFINITIONS.

PLANS.  Delete Text of PLANS and replace with:

The Department’s Contract drawings, profiles, typical cross sections, standard drawings, and supplemental drawings or reproductions showing the location, character, dimensions, and details of the work.

E32-012707

Add the following definition:

QUALIFIED PRODUCTS LIST.  A list of companies and products that the Department has found conforms to the SSHC.

E36-012707

Insert the following definition after RESPONSIVE BID:

RETAINAGE.  A percentage of a payment established in advance under a contract or subcontract to be withheld from progress payment due on the contract or subcontract.  Payment or a percentage of payment withheld for unsatisfactory performance is not retainage.

E101-030512

Replace the definitions of SUBGRADE with the following:

SUBGRADE.  The soil or embankment upon which the pavement structure is constructed.

E22-010106

Add the following definitions: [SSAC]

AIR OPERATIONS AREA (AOA).  Any area of the airport used or intended to be used for the landing, takeoff, surface maneuvering, or parking of aircraft. An air operation area shall include such paved or unpaved areas, that are used or intended to be used for the movement of aircraft, in addition to its associated runway, runway safety area, taxiway, taxiway safety area and apron.

AIRPORT.  An area of land or water that is used or intended for use for the landing and takeoff of aircraft, and any appurtenant areas that are used or intended for use for airport buildings or other airport facilities or right of way, together with airport buildings and facilities.

AIRPORT IMPROVEMENT PROGRAM (AIP).  A grant-in-aid program, administered by the FAA.

CONSTRUCTION SAFETY PLAN (CSP).  A Contract document that specifies methods of controlling the operations of the Contractor, subcontractors, and suppliers so as to provide for (1) safety of workers, equipment, and public, (2) the movement of aircraft in the Air Operations Areas of the airport, and (3) the least inconvenience to traffic.

FEDERAL AVIATION ADMINISTRATION (FAA).  Branch of the U.S. Department of Transportation. When used to designate a person, FAA shall mean the Administrator or their duly authorized representative.

FEDERAL SPECIFICATIONS.  The Federal Specifications and Standards, Commercial Item Descriptions, and supplements, amendments, and indices thereto which are prepared and issued by the General Services Administration (GSA) of the Federal Government. They may be obtained from the Superintendent of Documents, U.S. Government Printing Office, Washington, D.C. 20402. Refer to the following website to determine the status of replaced Federal Specifications: http://apps.fss.gsa.gov/pub/fedspecs/index.cfm

RUNWAY.  The area of the airport prepared for the landing and takeoff of aircraft.

RUNWAY SAFETY AREA (RSA).  A defined surface surrounding the runway prepared or suitable for reducing the risk of damage to airplanes in the event an aircraft undershoots, overshoots, or departs from the runway.

SECURITY PLAN.  A Contract document that specifies methods of controlling the operations of the Contractor, subcontractors, and suppliers so as to provide for (1) security of workers, equipment, and public, (2) security of aircraft in the Air Operations Areas of the airport, and (3) security of the Airport property.

TAXIWAY.  The portion of the air operations area of an airport that has been designated for movement of aircraft to and from runways or aircraft parking areas.

TAXIWAY SAFETY AREA (TSA).  A defined surface alongside the taxiway prepared or suitable for reducing the risk of damage to an airplane unintentionally departing the taxiway.

52365/52412-031112

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modification

102-1.04 EXAMINATION OF PLANS, SPECIFICATIONS, SPECIAL PROVISIONS, AND WORK SITE.

Replace the second paragraph with the following:

The records of geotechnical investigations including boring logs, test results, geology data reports, soil reports, material site reports, and geotechnical reports included in a bid package or made accessible to bidders or Contractors, are for information purposes only.  These records are not part of the Contract.  These records indicate subsurface conditions only at specific locations and times, and only to the depths penetrated.  They do not necessarily reflect variations in soil, rock, or groundwater conditions that may exist between or outside such locations.  Actual conditions may differ from what is shown in the records.  Material Sources referenced in these records may not contain materials of sufficient quantity or quality to meet project requirements.  The accessibility of these records does not constitute approval, nor guarantee suitability of soils or sources, or the rights to use sources for this project, except as specifically provided in subsections 106-1.02.4.b Mandatory Sources and 106-1.02.4.c Designated Sources.  The records shall not substitute for independent investigation, interpretation, or judgment of the bidder or Contractor.  The Department is not responsible for any interpretation or conclusion drawn from its records by the bidder or Contractor.

Bidders and Contractors shall examine subsection 106-1.02 Material Sources for further information about material source development.

E23-010106

102-1.05 PREPARATION OF BID.  Modify the second sentence in the third paragraph, after:

“If a bidder is a corporation, the bid must be signed by a corporate officer,” add: or agent.

E18-063004

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Standard Modifications

Delete Subsection 103-1.05 and replace with the following:

103-1.05 PERFORMANCE AND PAYMENT BONDS.  The successful bidder shall furnish all required Performance and Payment Bonds on forms provided by the Department for the sums specified in the Contract.  If no sum is specified, the successful bidder shall comply with AS 36.25.010.  The Surety on each bond may be any corporation or partnership authorized to do business in the state as an insurer under AS 21.09 or two individual sureties approved by the Contracting Officer.

If individual sureties are used, two individual sureties must each provide the Department with security assets located in Alaska equal to the penal amount of each bond.  Any costs incurred by the Contractor and the individual Surety are subsidiary and shall be borne by the Contractor or the individual Surety.  In no event will the Department be liable for these Costs.

Individual sureties shall provide security by one, or a combination, of the following methods:

1.	Escrow Account, with a federally insured financial institution, in the name of the Department.  Acceptable securities include, but are not limited to, cash, treasury notes, bearer instruments having a specific value, or money market certificates.

2.	Irrevocable letters of credit, with a financial institution approved by the Contracting Officer.

3.	Cashier’s or certified check, made payable to the State of Alaska issued by financial institutions approved by the Contracting Officer.

These bonds and security assets, as applicable, shall remain in effect for 12 months after the date of final payment or, if longer, until all obligations and liens under this Contract are satisfied, including, but not limited to, obligations under Subsection 107-1.19.

The Department may, in its discretion, notify the bonding company or Surety of any potential default or liability.

The Contractor shall substitute, within five working days, another bond or surety acceptable to the Department if an individual Surety or the Surety on any bond furnished in connection with the Contract:

1.	Becomes insolvent or is declared bankrupt;

2.	Loses its right to do business in any state affecting the work;

3.	Ceases to meet Contract requirements;

4.	Fails to furnish reports of financial condition upon request; or

5.	Otherwise becomes unacceptable to the Department.

When approved by the Contracting Officer, the Contractor may replace:

1.	An individual surety with a corporate surety; or

2.	Posted collateral with substitute collateral.

Failure to maintain the specified bonds or to provide substitute bonds when required under this section may be grounds for withholding contract payments until substitute bonding is obtained, and may, in the Department’s discretion, be grounds for declaring the Contractor in default.

E65-022309

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.01 INTENT OF CONTRACT.  Add to the end of this subsection:

The Contractor is responsible for the means, methods, techniques, sequence, or procedures of construction, safety, quality control, and to perform or furnish the work in accordance with the Contract documents.

E58-072808

Special Provision

Add to the following subsection:

104-1.07 MAINTENANCE OF TRAFFIC WITHIN THE AOA [SSAC]. It is the explicit intention of the Contract that the safety of aircraft, the public, the airport’s equipment and personnel, and the Contractor's equipment and personnel, shall be the most important consideration. It is understood and agreed that the Contractor shall provide for the free and unobstructed movement of aircraft in the air operations areas of the airport, except as specifically provided in this Contract, with respect to its own operations and the operations of all its subcontractors. It is further understood and agreed that the Contractor shall provide for the uninterrupted operation of visual and electronic signals (including power supplies thereto) used in the guidance of aircraft, whenever the airport is open to the arrival or departure of aircraft.

With respect to the Contractor’s own operations and the operations of all the Contractor’s subcontractors, the Contractor shall provide marking, lighting, and other acceptable means of identifying: personnel; equipment; vehicles; storage areas; and any work area or condition that may be hazardous to the operation of aircraft, fire-rescue equipment, maintenance vehicles, or support vehicles at the airport.

When the Contract requires the maintenance of vehicular traffic on an existing roadway, the Contractor shall meet the requirements of Section 643 Traffic Maintenance.

The Contractor shall make their own estimate of all labor, materials, equipment, and incidentals necessary for providing the maintenance of aircraft and vehicular traffic.

The cost of maintaining the aircraft and vehicular traffic specified in this subsection shall not be measured or paid for directly, but shall be subsidiary to Section 643 Traffic Maintenance.

52365/52412-031112

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.02 PLANS AND WORKING DRAWINGS.  In the third paragraph delete:

"(24"x36")" and replace with: (22"x34")

105-1.03 CONFORMITY WITH PLANS AND SPECIFICATIONS.  In the first sentence of the first paragraph after:

"Work performed and materials furnished shall conform to the Plans and Specifications" add:  and approved Working Drawings,

In the first sentence of the second paragraph after: "All work or material not conforming to the Plans and Specifications" add: and approved Working Drawings,

E33-012707

Special Provisions

105-1.06 UTILITIES.  Add the following:

Request locates from the utilities having facilities in the area.  Use the Alaska Digline, Inc. Locate Call Center for the following utilities.

ALASKA DIGLINE, INC.

Locate Call Centers: Anchorage 278-3121 Statewide (800) 478-3121

Call Centers will notify the following: Aircraft Service International Group (ASIG) Alaska Communications Systems (ACS) Alaska Fiber Star (WCI) Alaska Railroad Corporation (ARRC) Anchorage Water & Wastewater Utility (AWWU) AT & T Alascom (AT&T) Chugach Electric Association (CEA) ENSTAR Natural Gas (ENS) General Communications, Inc. (GCI) Marathon Oil Municipality of Anchorage Signal & Street Maint. State of AK, DOT/PF Anchorage Street Lights (DOT) Ted Stevens International Airport (TSAIA) Tesoro Alaska Pipeline Unocal United Utilies

Call the following utilities and agencies directly:

ANC Field Maintenance	266-2425

FAA (Greg Tatum)	271-6783

ASIG/AFSC (Dave Colrud)	249-4241

Contact the Central Region Maintenance & Operations Office at (907) 269-0760 to obtain the appropriate District Superintendent's phone number for this project.

The FAA has various navigational aids and other equipment in operation at ANC. The approximate location of power cable, control cables and equipment is shown on the Plans. There may be cables and equipment that are not shown on the Plans. Contact the FAA for locates prior to excavation.

Shoring ANC Duct System.

Develop and implement a shoring plan to brace and protect from harm the existing ANC duct system where the proposed storm drain and sewer main cross underneath it, including the existing ANC communications vault at Sta. 30+67.  Shoring shall be sufficient to avoid impacting the existing utilities, including a FAA fiber optic line installed in a six-way modular duct with four-inch conduits, which connects the to the ANC communications vault.  This duct consists of 42-inch segments separated by a neoprene gasket; segments are connected using metal clips that are known to corrode and become fragile over time.  The FAA fiber is critical for airport operations including control tower communications.

Prepare and submit to the Engineer for approval a Shoring Plan.  The Shoring Plan shall be submitted a minimum of seven (7) days prior to work involving shoring of the ANC duct system.  The Shoring Plan shall detail the methods and materials to be used for trench shoring.  The Plan shall be prepared by and sealed by a Professional Engineer registered in the State of Alaska.

When, in the opinion of the Engineer or affected utility company, shoring is inadequate, improper, or conditions exist such that damage may occur, the Contractor shall be notified in writing by the Engineer.  Such notification shall be accompanied by a statement of corrective action.  If the Contractor fails to promptly comply with such instruction, the Engineer may suspend any or all Work on the project until satisfactory, corrective action is taken.  Notification or lack of notification shall in no way relieve the Contractor of the responsibilities established in this Section.

Utilities Relocated by Others.

Utilities will be relocated by others concurrently with construction of this project.  The Contractor will give the Utility, through the Engineer, 15 calendar days advance written notice regarding the dates when the utility owner is required to begin and end operations.  For utilities being relocated, the Contractor will:

1.	include utility work on the Construction Phasing Plan and Progress Schedule.

2.	provide erosion, sediment, and pollution control including the stabilization of areas disturbed during utility work.  Identify all utility companies performing ground disturbing activity in the Storm Water pollution Prevention Plan (SWPPP).  Refer to Section 641 for further information.

3.	clear and grub.  Payment will be made under Section 201, Clearing and Grubbing.

4.	provide traffic control and flagging.  Payment will be made under Section 643, Traffic Maintenance.

5	provide Right-of-Way and/or Construction Surveying before utility relocation.  Include:

·	Control for utility relocation - either ROW or Centerline staking with Station information,

·	Slope staking,

·	Proposed utility facilities and appurtenances.

Payment will be made as follows:

a.	Subsidiary to Pay Item 642(1) Construction Surveying, if the Contractor is required to provide the surveying as part of the Contract and/or,

b.	Under Pay Item 642(3) Three Person Survey Party, if the Construction or Right of Way staking required by the utility is either in advance of the 2 week work plan, or not required by the Contract.

The utility shall give the Contractor, through the Engineer, 15 calendar days advance written notice for required staking.

6.	remove and replace pavement.  Payment will be made under Section 202, Removal of Structures and Obstructions; Section 401, Hot Mix Asphalt and Surface Treatments and according to project typical section.

7.	remove and replace sidewalk and curb and gutter.  Payment will be made under Section 202, Removal of Structures and Obstructions, and Section 609, Curbing.

8.	Work done by utility owner(s) is as follows:

ACS, AWWU, CEA, ENSTAR, and GCI will relocate and/or adjust their facilities where they conflict with proposed road improvements as detailed on the utility relocation plan sheets and outline below.  It is the Contractor’s responsibility to schedule and coordinate the utility relocations with project construction.

Any changes to contract scheduling that result in the conditions of this specification not being met shall be the responsibility of the Contractor, and additional coordination with the applicable utility will be required.

Specific coordination requirements for ACS, AWWU, CEA, ENSTAR, and GCI are listed below.

ACS OF ANCHORAGE, INC. (ACS):

- The pedestal and cables at “SS” Station 84+55 conflict with construction of the sanitary sewer main.  ACS will abandon pedestal, PED BD%, and associated cables.  ACS will install new splice pedestals, conduits, and cables.  Coordinate sanitary sewer main installation with ACS.  Allow seven (7) calendar days for ACS to complete this work.

- ACS will abandon the telephone cable at approximate “SD” Station 31+20 which provides service to the Flight Planning Structure.  This cable conflicts with construction of storm drain pipe P1-8.  ACS will install new service to the Flight Planning Structure after the building is moved back into place.  Allow one (1) calendar day each for ACS to disconnect and reconnect service.

- ACS will install ten (10) Electronic Marker Systems at selected locations along Old International Airport Road while their facilities are exposed.  Contractor shall coordinate with ACS to determine locations where devices are to be installed.

- ACS will abandon telephone pedestal, PED R4185, and associated cables located at “FM” Station 102+29.  The pedestal and cables conflict with the jacking pit that will be used during pipe bore under International Airport Road.   Allow ACS three (3) calendar days to complete the adjustment.

- ACS will lower in place approximately 200 feet of cable during installation of storm sewer conduit at approximate “FM” Station 104+97.  The cable is in conflict with the installation of the storm sewer conduit adjacent to West 50th Avenue Pump Station.  Coordinate with ACS for actual scope of work determined by staking.  Allow ACS two (2) calendar days to complete the adjustment.

AIRCRAFT SERVICES INTERNATIONAL GROUP (ASIG):

ASIG Quality Control Supervisor shall be notified two weeks in advance and then three days prior to any excavation around AFSC fuel lines.  There is to be no digging around an AFSC pipeline without an ASIG employee onsite.

ANCHORAGE WATER & WASTEWATER UTILITY (AWWU):

Contractor shall coordinate storm drain construction, sanitary sewer relocation, and water main relocation work with AWWU.

Contractor shall provide assistance, equipment, labor, materials, and supplies necessary to complete the live tap connection.  Contractor shall obtain all necessary permits, pay all associated fees and provide an OSHA approved trench for the live tap connection.  Scheduling requires a 72-hour notice with AWWU O&M crew; contact Eric Braendel at 550-5914 or Joe Sanks at 564-2717.  Allow AWWU two (2) calendar days to complete each live tap.

CHUGACH ELECTRIC ASSOCIATION, INC (CEA):

Adhere to CEA’s “Electrical Facility Clearance Requirements for Construction or Maintenance Near Electrical Facilities,” attached as Appendix E.

In addition to requesting locates of CEA underground facilities through the “Locate Call Center,” contact CEA a minimum of 48 hours in advance of excavation at 762-7659 or 762-7669 to schedule and coordinate the exposing, shoring, backfill, and/or inspections of CEA facilities as required.

- CEA will safety watch the following overhead facilities during installation of the storm sewer conduit:  34.5 kV transmission lines at “FM” Station 24+00, 7.2/12.47 kV distribution lines at “FM” Station 24+40, and 34.5 kV transmission lines and 7.2/12.47 kV distribution lines at “FM” Station 27-43.

- CEA will construct an electric line extension providing electrical service to one (1) load center for the West 50th Pump Station.  Coordinate the line extension/load center with CEA so as not to conflict with installation of the new equipment rack.

- CEA will construct an electrical line extension providing electrical service to one (1) load center for the proposed Pump Station “K.”  Coordinate the trench excavation and installation of storm drain conduit from approximate “FM” Station 27+50 to 34+00 with CEA to allow for CEA to install two (2), 4-inch PVC conduits along the west side of the proposed force main storm drain, 3-feet below finished grade.  Also coordinate the line extension/load center with CEA so as not to conflict with the installation of the new rack-mounted meter and service disconnect.

ENSTAR NATURAL GAS COMPANY (ENSTAR):

Adhere to the ENSTAR “Excavation and Clearance Guidelines,” attached as Appendix E when working around natural gas facilities throughout the project.  Coordinate storm drain construction with ENSTAR, who will have an inspector on grade to oversee exposure, shoring, backfill, and protection of their gas lines.

Coordinate with ENSTAR to have an inspector present to inspect steel gas pipes exposed during construction and to determine if corrosion is present or if corrective measures are required.  Coordinate with ENSTAR when working in the vicinity of pressurized transmission mains.

GCI CABLE, INC. (GCI):

Coordinate storm drain construction with GCI, who will have an inspector on grade to oversee exposure, shoring, backfill, and protection of their fiber optic cables.

CR3-101110

105-1.07 COOPERATION BETWEEN CONTRACTORS.  Add the following:

Contractor shall coordinate with CEA for installation of a new electrical service and meter with plug-in for tie down C12, located at approximate “SS” Station 81+75.

The following state owned projects may be under construction concurrently with this project.

| Project Name: | Project No.: |
| --- | --- |
| Lake Hood Strip Improvements, Phase II | 53546 |
| HSIP 08: INT’L Airport Rd @ Jewel Lake Rd Channelization | 51922 |
| AIA Taxiway M&E Reconstruction & TW L&M Lighting | 51149 |

Coordinate traffic control, construction, and material hauling operations with the prime contractor of the above projects to minimize impact on the traveling public, and to minimize conflicts with the work being performed under the other contracts.

CR1051-110309

Standard Modification

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Add the following at the end of this subsection:

Costs of maintenance work during construction and before the project is accepted as substantially complete shall be subsidiary to the prices bid on the various Contract items, and the Contractor will not be paid an additional amount for such work.

If in the Engineer's opinion, the Contractor at any time fails to provide adequate maintenance, the Engineer will notify the Contractor of such noncompliance.  The notification will specify the areas or structures for which there is inadequate maintenance, the corrective maintenance required, and the time allowed to complete corrective maintenance.  If the Contractor fails to take corrective action within the specified time, the Engineer may:

1.	Suspend the work until corrective maintenance is completed;

2.	Assess a traffic price adjustment against the Contract Amount when an adjustment rate is specified in the Contract; and

3.	Employ others for corrective maintenance and deduct the cost from the Contract amount.

E33-012707

105-1.15 PROJECT COMPLETION.  In the second paragraph, second sentence, delete:

“Subsection 621-3.04” and replace with:  Subsection 618-3.06 and 621-3.04.

In the third paragraph, first sentence, delete:

“Subsection 621-3.04” and replace with:  Subsection 618-3.06 and 621-3.04.

E59-072808

105-1.16 FINAL ACCEPTANCE AND RECORD RETENTION.  Modify the first paragraph, Item 4. after:

“DOLWD” add: and State Department of Revenue.

E19-063004

Special Provisions

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES.  Add the following:

Appeals to the superior court under AS 36.30.685 must be filed in the Third Judicial District.

CR93-032101

Standard Modification

Add the following Subsection 105-1.18:

105-1.18 RESERVED FOR WARRANTIES.

E33-012707

SECTION 106

CONTROL OF MATERIAL

Standard Modifications

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.  In fifth paragraph, in two places remove the text. “Approved Products List” and replace with:  Qualified Products List

E36-012707

Special Provision

Add the following:

Buy America Provision.  Comply with the requirements of 23 CFR 635.410, Buy America Requirements, and submit a completed Material Origin Certificate, Form 25D-60, before award of the Contract.

Steel and iron products, which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the Project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating process must be undertaken in the United States.  The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition.  These processes include rolling, extruding, machining, bending, grinding, drilling, etc.  The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), scrap pig iron, and processed, pelletized and reduced iron ore.  It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework).  Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement.  There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non-steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

Take whatever steps are necessary to ensure that manufacturing processes for each covered product comply with this provision.  Non-conforming products shall be replaced at no expense to the State.  Failure to comply may also subject the Contractor to default and/or debarment.  False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.

CR13-020705

Standard Modification

106-1.02 MATERIAL SOURCES.

1.	a.	General.  Within Item a. delete text and replace with:  Utilize Useable Excavation according to subsection 104-1.04 before using material sources listed in subsection 106-1.02.4.  When there is insufficient, Useable Excavation furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

4.	Type of Sources.  Replace the first paragraph with the following:

The Contractor shall utilize Useable Excavation according to subsection 104-1.04 before using material sources listed in this subsection.  When there is insufficient Useable Excavation, the Contractor shall furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

When there is insufficient Useable Excavation, the Contractor shall supply additional required material from the following sources:

d.	Available Sources.  Replace the second paragraph with the following:

When the Department furnishes copies of existing boring logs, test results, or other data in its possession concerning Available Sources, the Contractor is responsible for determining the accuracy and completeness of this data, for assumptions the Contractor makes based on this data, and for exploring Available Sources to the Contractor’s satisfaction.

e.	Excluded Material Sources.  Replace the paragraph with the following:

Some material sources may not be considered acceptable regardless of location or ownership.  The bid documents may identify some material sources excluded from use.  The Department reserves the right to exclude a material source or any portion of a material source, at any time after Contract Award that is determined by material testing to be unsuitable for use on the Project.

E24-010106

Add new Subsection 106-1.08:

106-1.08 SUBMITTAL PROCEDURE.  The Contractor shall complete a Submittal Register, and shall submit to the Engineer on forms provided by the Department.  The intent of the Submittal Register is to provide a blueprint for the smooth flow of specified Project document.  The Contractor shall fill it out sequentially by bid Item and allow at least three spaces between bid items.  The Submittal Register shall list working drawings, schedules of work, and other items required to be submitted to the Department by the Contractor including but not limited to Progress Schedule, anticipated dates of material procurement, Construction Phasing Plan, Utility Progress Schedule, Blasting Plan, Mining Plan, annual EEO reports, DBE payment documentation, and subcontracts.

The Contractor shall submit materials (product) information to the Engineer for review, as required by the Materials Certification List and the Contract.

The number of copies required for submittals may be included in the specifications for individual bid items.  If the number of copies of a submittal is not otherwise specified, three copies shall be required.  On each sheet submitted to the Department, including working drawings, catalog cuts, manufacturer’s certifications, etc., space shall be provided for Contractor and Department review stamps.

Each copy of each submittal shall include a Submittal Summary sheet.  The Contractor may use forms provided by the Department of a similar form of the Contractor’s choice as approved by the Department.  The Contractor shall sign submittals and submit them to the Engineer.  The Department will review submittals within 30 days after they are received.  The Department will return submittals to the Contractor as either: approved, conditionally approved with the conditions listed, or rejected with the reasons listed.  The Contractor may resubmit a rejected submittal to the Engineer with more information or corrections.  The Department will review resubmittals within 30 days after they are received.

The Contractor shall not order material or use working drawings that have not been approved by the Department.  The Contractor shall be responsible for timely submittals.  Failure by the Department to review submittals within the time given may be the basis for a request for extension of Contract time but not for additional compensation.

Payment for a specific Contract Item will not be made until the Department has received the Submittal Register for all items and approved all required submittals for that specific Contract Item.

When material invoices, freight bills, and mill certificates are submitted, they shall provide sufficient information for the Engineer to identify the date, company and location of invoice (bill, certificate); Project name and number where material will be incorporated, manufacturer, product number, quantity and cost.

Add the following Subsection 106-1.09:

106-1.09 RESERVED.

E34-012707

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.02 PERMITS, LICENSES, AND TAXES.

The Contractor shall:  Add the following:

9.	Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling, or staging, on or off project site, is not expected to impact cultural resources.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715.  If  cultural resources are discovered during construction activities, stop work at that site and notify the Engineer.

10.	Provide a wetland specialist able to conduct wetlands determinations and delineations according to the Corps of Engineers 1987 Wetland Delineation Manual, and the Regional Supplement to the Corps of Engineers Wetland Delineations Manual (Alaska Region, Version 2.0, September 2007).  The wetland specialist shall conduct the determination and delineations of sites outside the project limits or not previously permitted, impacted by the Contractor's operations.  These delineations will be subject to Corps of Engineers approval.

11.	Provide information to comply with the Alaska Department of Environmental Conservation (ADEC) Alaska Pollutant Discharge Elimination System (APDES) General Permit for Alaska to discharge storm water from the construction site.  Refer to Section 641, Erosion, Sediment, and Pollution Control for requirements for this permit.

12.	A Municipality of Anchorage (MOA) Right-of-Way Use permit will be required.  The Municipality will require a copy of the approved Traffic Control Plan and a copy of the Notice to Proceed from the Contractor.

CR7-033012

13.	The Contractor shall obtain a permit from the Heritage Land Bank to access the organic disposal site.  Contact Karlee Gaskill (343-7533) for permit application information.

52365/52412-050312

Provide the Engineer a copy of permits or clearances received before using sites outside the project limits.  Additionally, provide the Engineer a written statement that permits or clearances have been obtained.  Also, provide a written statement to the Engineer listing agencies or offices contacted that responded that no additional action is required.

CR7-033012

Standard Modifications

107-1.05 FEDERAL AID PROVISIONS.  Add the following after paragraph two:

Form 25D-55H Required Contract Provisions for Federal-Aid (FHWA) Construction Contracts.  The FHWA no longer requires the Contractor to fill out FHWA Form 47, Statement of Materials and Labor Used By Contractors on Highway Construction Involving Federal Funds.  Section VI Records of Materials, Supplies and Labor of Form 25D-55H is no longer applicable to highway construction contracts.

Title VI Requirements.  During the performance of this Contract, the Contractor, for itself, its assignees, and successors in interest (hereinafter referred to as the "Contractor") agrees as follows:

(1)	Compliance with Regulations:  The Contractor shall comply with the Regulation relative to nondiscrimination in Federally-assisted programs of the Department of Transportation (hereinafter, "DOT") title 49, Code of Federal Regulations, Part 21, and the Federal Highway Administration (hereinafter "FHWA") Title 23, Code of Federal Regulations, Part 200 as they may be amended from time to time, (hereinafter referred to as the Regulations), which are herein incorporated by reference and made a part of this Contract.

(2)	Nondiscrimination:  The Contractor, with regard to the work performed by it during the contract, shall not discriminate on the grounds of race, color, or national origin, sex, age, and disability/handicap in the selection and retention of subcontractors, including procurements of materials and leases of equipment.  The Contractor shall not participate either directly or indirectly in the discrimination prohibited by 49 CFR, Section 21.5 of the regulations, including employment practices when the Contract covers a program set forth in Appendix B of the Regulations.

(3)	Solicitation for Subcontractors, Including Procurements of Materials and Equipment:  In all solicitations either by competitive bidding or negotiation made by the Contractor for work to be performed under a subcontract, including procurements of materials or leases of equipment, each potential subcontractor or supplier shall be notified by the Contractor of the Contractor's obligations under this Contract and the Regulations relative to nondiscrimination on the grounds of race, color, or national origin, sex, age, and disability/handicap.

(4)	Information and Reports:  The Contractor shall provide all information and reports required by the Regulations or directives issued pursuant thereto, and shall permit access to its books, records, accounts, other sources of information, and its facilities as may be determined by the DOT&PF or the FHWA to be pertinent to ascertain compliance with such Regulations, orders and instructions.  Where any information required of a Contractor is in the exclusive possession of another who fails or refuses to furnish this information the Contractor shall so certify to the DOT&PF, or the FHWA as appropriate, and shall set forth what efforts it has made to obtain the information.

(5)	Sanctions for Noncompliance:  In the event of the Contractor's noncompliance with the nondiscrimination provisions of this Contract, the DOT&PF shall impose such contract sanctions as it or the FHWA may determine to be appropriate, including, but not limited to:

(a)	withholding of payments to the Contractor under the Contract until the Contractor complies, and/or

(b)	cancellation, termination, or suspension of the Contract, in whole or in part.

(6)	Incorporation of Provisions:  The Contractor shall include the provisions of paragraphs (1) through (6) in every subcontract, including procurements of materials and leases of equipment, unless exempt by the Regulations, or directives issued pursuant thereto.

The Contractor shall take such action with respect to any subcontract or procurement as the DOT&PF or the FHWA may direct as a means of enforcing such provisions including sanctions for non-compliance:  Provided, however, that in the event a Contractor becomes involved in, or is threatened with, litigation with a subcontractor or supplier as a result of such direction, the Contractor may request the DOT&PF to enter into such litigation to protect the interests of the DOT&PF, and, in addition, the Contractor may request the United states to enter into such litigation to protect the interests of the United States.

E67-101509

Special Provision

107-1.07 ARCHAEOLOGICAL OR HISTORICAL DISCOVERIES.  Change the first sentence to the following:

When operations encounters historic or prehistoric artifacts, burials, remains of dwelling sites, paleontological remains, (shell heaps, land or sea mammal bones or tusks, or other items of historical significance), cease operations immediately and notify the Engineer.

CR7-033012

Special Provision

107-1.08 RAILWAY-HIGHWAY PROVISIONS.  Add the following:

A letter of non-objection has been obtained from the Alaska Railroad Corporation (ARRC). This letter is included in Appendix E. While working within the ARRC property, the Contractor shall adhere to the restrictions and requirements as described in the letter of non-objection and the following Standard Specifications for Work on Railroad Property.

1.	Definition of terms.

a.	Alaska Railroad Corporation (ARRC).  P.O. Box 107500, Anchorage, AK 99510-7500.

b.	ARRC Chief Engineer.  The person employed by the ARRC as head of its Engineering Department or his authorized representative.

c.	ARRC Contracting Officer.  The person authorized by the ARRC to execute contractual agreements on behalf of the ARRC.

d.	ARRC Manager, Reimbursable Services.  The person employed by the ARRC as manager of Reimbursable Services, including flagmen, inspectors, and others.  Contact at (907) 265-2214.

e.	ARRC Property.  All lands owned or withdrawn for the use of the ARRC, in and including the track right-of-way, and communications pole line right-of-way.

f.	ARRC Supervisor of Telecommunications and Signaling.  The person employed by the ARRC as head of its Telecommunications Department or his authorized representative.

g.	Contractor.  See Section 101-1.03 Definitions of the Standard Specifications for Highway Construction, 2004 Edition.

h.	Facility.  Any improvements owned by the Department which are to be placed on ARRC Property in accordance with a written permit executed by the ARRC and the Department.

i.	Federal Railroad Administration (FRA).

j	Permittee.  The Department is the governmental agency to whom the right to enter upon ARRC Property was given in the form of a written permit or contract executed by the ARRC and Permittee.

k.	Permit Area.  The area on ARRC Property that is, or will be, occupied by the Facility including reasonable working area, and reasonable ingress and egress to the Facility.

l.	Trackwork.  All work on the line from the top of subgrade to the top of rail, including geotextile, when required.

m.	Track Materials.  All hardware, excluding signals and controllers, associated with the running of a railroad.

n.	Roadway Worker.  Any employee of a railroad, or of a contractor to a railroad, whose duties include inspection, construction, maintenance, or repair of railroad track, bridges, roadway, signal and communications systems, electric traction systems, roadway facilities, or roadway machinery on or near track or with the potential of fouling a track.

2.	General Requirements.

a.	All construction, reconstruction, operation, and maintenance on the ARRC Property shall be performed in compliance with these specifications.

b.	Failure to comply with these specifications shall result in the suspension of all work on ARRC Property.  The Contractor shall comply immediately upon notification from the Department, either verbal or written.

c.	All negotiations between the ARRC and the Contractor shall be handled through the Department.

d.	ARRC traffic and property shall be protected at all times.  All work on or about ARRC Property shall be performed by experienced personnel in a safe and workmanlike manner in keeping with approved ARRC practices, and as specified herein.

e.	The safety of personnel, property, the public, and continuity of the operation of the ARRC traffic shall be of first importance and shall be at all times protected and safeguarded.  Comply with all federal, State and local governmental regulations (e.g. OSHA, NESC, FRA, etc.) applicable to the construction, installation, or maintenance of any Facility.  The Contractor and his subcontractors shall perform and arrange their work accordingly.  The ARRC's Chief Engineer shall decide all matters involving the safety of ARRC facilities and the operation of its railroad.  The approval of the ARRC's Chief Engineer, when given, shall not be considered as a release from responsibility or liability for any damage which the ARRC may suffer or for which it may be liable, as a result of the acts of the Contractor, his subcontractor or employees.

f.	When in the opinion of the ARRC's Chief Engineer, the construction may cause a hazard to the safe operation of the railroad, the ARRC may, at its discretion, place at the site of the work the required number of qualified employees to protect its operations.  The providing of such employees and such other precautions as may be taken shall not relieve the Contractor and his subcontractors from liability for the payment of damages caused by their operations.  The ARRC shall be the sole judge of necessity, as to the number and classification of employees required.  All ARRC cost and expense for providing such employees will be paid by the Contractor through the Department.

g.	When performing work on a railroad track, on a railroad bridge or within 20 ft of a railroad track the Contractor is responsible for compliance with applicable Federal Railroad Administration's Roadway Worker Protection (RWP) regulations (49 CFR 214, Subpart C) if its employees qualify as "Roadway Workers".  Prior to beginning any RWP related work, the Contractor will submit a Railroad Safety Plan to ARRC demonstrating compliance with the regulations.

h.	The Contractor shall be responsible for maintaining sight triangles at existing railroad crossings as well as at any temporary crossings within the project limits and at any railroad crossing outside the project limits that is designated and used as an alternate route for traffic.

3.	Insurance Requirements.

The Contractor shall comply with all insurance requirements and conditions specified under Subsection 103-1.06.

Requirements Additional to Subsection 103-1.06:

In Subsection 103-1.06 where the State of Alaska is to be named as an additional insured on policies so shall the ARRC be included.

Prior to commencement of any work on ARRC Property, the Contractor, shall procure, maintain at all times while performing work on ARRC Property, and be covered by, the following types of insurance with the minimum limits specified:

a.	Commercial General Liability insurance with limits not less than $2,000,000 per occurrence and $4,000,000 aggregate for Bodily Injury and Property Damage, including coverage for Premises and Operations Liability, Products and Completed Operations Liability, Contractual Liability, and Broad Form Property Damage Liability.  Coverage shall not contain any exclusions of Explosion, Collapse, Underground, or Rail Operations.

b.	If any part of the work to be performed on ARRC Property is located within one hundred feet (100 ft) of a railroad track, the Contractor shall also obtain Railroad Protective Liability insurance (Alaska Railroad Corporation and State of Alaska as insured's) with limits of Liability not less than $5,000,000 combined single limit for bodily Injury and Property Damage per each accident or loss.

The Contractor shall provide evidence of the additional insurance to the Department a minimum of five working days prior to commencing work on any ARRC property.

4.	Notice.

a.	To allow the ARRC to make necessary arrangements for the protection of ARRC operations; the Contractor shall give written notice to the Department and the ARRC not less than 14 days in advance of the commencement of any construction, reconstruction or major maintenance activity on ARRC Property.  This notice shall include a description of work, proposed schedule of work, and the names of the Contractor and subcontractor personnel who may be working on ARRC Property.

b.	A preconstruction meeting shall be held with the ARRC's Chief Engineer and representatives of the Department and Contractor prior to the commencement of any work on ARRC Property by the Contractor or his subcontractors.  The ARRC's Roadmaster, Bruce Gough, may be contacted at (907) 265-2445 in conjunction with the Departments' Engineer.

5.	Flag Protection and Protection of Railroad Traffic.

Flag protection shall be scheduled prior to any work commencing within the ARRC's right-of-way.  Provide written notice of proposed flag protection activities 14 days prior to commencing work to the ARRC's Chief Engineer and the Engineer.

a.	ARRC flag protection will be provided by the ARRC in accordance with the ARRC's rules on flagging.

b.	ARRC, during the progress of the work, will furnish as many qualified flagmen, as in the opinion of the ARRC, may be required for the adequate protection of the railroad traffic.  ARRC Flag protection is required before startup or construction activity for, but not limited to:

1)	Incidental work: surveying or inspection (an ARRC furnished flagman will provide a safety briefing, to the personnel performing the work, prior to beginning the work).

2)	Activity involving disturbance or potential disturbance to the track, track embankment, or any ARRC facility including a yard, a shop building, a bridge or other (ARRC may require the Contractor to submit a specific Railroad Safety Plan prior to startup).

3)	Projects that involve activities that cross the tracks or are longitudinal to the tracks (require a specific Railroad Safety Plan and a one-hour ARRC provided training course for the Contractor's project supervisors prior to startup).

4)	Vehicles or other equipment less than 20 ft from centerline of any track.

c.	The Contractor shall arrange with the ARRC to keep informed of the time of arrival of all trains.  Entirely stop any of the operations which might be or cause a hazard to the safe passage of the train past the site of the work from 10 minutes before the expected arrival of the train until the train has passed.  Additionally cease all work within 20 ft of the track and work that could come within 20 ft of the track including the boom radius of a crane or similar.  Stop all pile driving.

All ARRC costs and expenses for providing flagmen shall be paid by the Contractor through the Department.  If the Contractor calls for flagmen and, through no fault of the Department or the ARRC, the flagmen are not needed; payment shall be paid by the Contractor through the Department or be deducted from monies due the Contractor.

6.	Train Delays.

a.	All work on ARRC Property shall be conducted in such a manner as to prevent delays to trains or other rail traffic operated by the ARRC.

b.	Should any of the Contractor's or subcontractor's actions or activities cause delays to trains or other rail or water traffic, the agreed amount of liquidated damage shall be at the following rates and shall be paid by the Contractor through the Department.

| Passenger Trains | $50 per minute for each delay $3,000 minimum charge |
| --- | --- |
| All other Trains and Rail Traffic | $50 per minute for each delay over five minutes $1,500 minimum charge |
| Rail Barges, Train-Ships, or other Connecting Carrier Vessels | No charge for delays of an hour or less. $1,000 per hour for each hour or any part of an hour thereafter, with a minimum charge of $6,000 |

c.	Delay time will be taken from the train sheet in the ARRC Dispatcher's Office in Anchorage (265-2649) for all delays and as such, the train sheet shall be the official document by which the length of time a train is delayed will be determined.  If another crew is needed to relieve the original crew, the charge shall also apply to the second crew.  If such delay causes a water carrier to miss a sailing, the liquidated damage computation of time covering the period of time to the next possible sailing time shall be in addition to the length of time determined by said train sheet.

7.	Protection of Railroad Communication Lines.

a.	All work on ARRC Property shall be conducted in such a manner as to protect the ARRC's communications facilities at all times from outages resulting directly or indirectly from the Contractor's or his subcontractor's operations.

b.	Should any of the Contractor's or his subcontractor's operations cause outages to said communications facilities, the agreed amount of liquidated damages shall be at the following rates and shall be paid by the Contractor through the Department.

| Open wire communication circuits | $1.00 per minute per circuit |
| --- | --- |
| Communication cable | $5.00 per minute per cable |

c.	A minimum charge of $250 will be made for each outage.  The outage time shall be that as established by the ARRC's Test Board, Anchorage.

d.	There shall be no equipment worked or excavation within 15 ft of any ARRC communication pole guy, anchor or other communications apparatus unless authorized in advance by the ARRC's Manager of Telecommunications and Signaling.

8.	Railroad Crossings.

a.	Whenever automatic railroad crossing signals are in the permit area, these signals must remain in operating condition at all times.  If, as a result of the Contractor's activities on the facility, the signals become inoperable, the crossing shall be continuously protected in accordance with Subsection 107-1.08.5 until the signals are again operable.

b.	When regular railroad crossings are used as haul routes inside or outside the permit area, flagmen shall be provided by the Contractor for said crossings in all situations at the discretion of the ARRC.

c.	Temporary road crossings may be installed, provided the Contractor has acquired from the ARRC a temporary road crossing permit for said crossing.

The temporary crossing shall be constructed to the standards specified in the temporary crossing permit.  All protective signs required by the ARRC shall be provided and properly maintained by the Contractor.  When a temporary railroad crossing is in use, ARRC flag protection shall be provided at all times in accordance with Subsection 107-1.08.5.  When not in use during the winter season, the temporary crossing shall be removed unless specifically allowed in the temporary crossing permit.  Upon completion of the work or termination of the temporary crossing permit, the temporary railroad crossing shall be removed and the area restored to its original condition.

d.	The flange ways of all road crossings used by the Contractor or subcontractor as haul routes or temporary road crossings shall be kept free of gravel at all times and shall otherwise be maintained to the satisfaction of the ARRC's Chief Engineer.

e.	When a temporary or private road crossing is not in use, the Contractor shall provide suitable barricades (gates with padlocks, posts driven into the ground, etc.) to prevent vehicular access to the crossing.

9.	Power and Communication Lines.

a.	All power and communication lines shall be designed and constructed in accordance with the National Electrical Safety Code (NESC).

b.	Underground power and communication lines shall be installed in accordance with Subsection 107-1.08.10.  Whenever an underground power or communication line crosses underneath a track, a casing pipe shall be installed for carrying such lines.

c.	The minimum clearance above the top of a rail of the railroad track shall be in accordance with the NESC, plus 6 inches (150 mm) to allow for future grade raises.

d.	The minimum clearance above the railroad communication lines shall be in accordance with the NESC.

e.	Additional lines may not be added, or the characteristics of the line(s) changed without written approval of the ARRC's Contracting Officer.

f.	Wires shall be strung across the railroad tracks only when railroad flag protection is provided in accordance with Subsection 107-1.08.5.

g.	No wires shall be strung across the ARRC's communication lines without first receiving approval from the ARRC's Manager of Telecommunications and Signaling therefor, and such work must be accomplished only at a time and in a manner prescribed by said Manager of Telecommunications and Signaling.

10.	Underground Facilities.

a.	All underground utilities, including culverts, pipelines and underground power and communication lines, on ARRC Property shall conform to the current American Railway Engineering Association Specifications.

b.	Unless another method is authorized in advance and in writing by the ARRC's Chief Engineer, all underground facilities shall be installed under tracks and roads by boring, jacking or tunneling.

c.	Boring, jacking, and tunneling shall be done under railroad tracks only when ARRC flag protection is provided in accordance with Subsection 107-1.08.5.

d.	The proposed plan for boring, jacking or tunneling shall be approved by the ARRC's Chief Engineer prior to commencing the operation.

e.	All boring, jacking, or tunneling headings shall be continuously protected against any loss of ground material by shoring or cribbing as necessary.

11.	Open Trenching.

a.	Only when authorized in advance and in writing by the ARRC's Chief Engineer shall any portion of the track be removed to allow trenching for installation of the facility.

b.	If allowed to open trench, the track may be removed from service only at the time authorized by the ARRC's Chief Engineer and shall be restored to service within the time period specified by the ARRC's Chief Engineer.  Should the track not be restored to service within the time period specified, the agreed amount of liquidated damages shall be at the rate specified in the written authorization allowing the open trenching or the liquidated damages in accordance with Subsection 107-1.08.6., whichever is greater and shall be collected from the Contractor.

c.	All work on track materials shall be accomplished by qualified trackmen.

d.	Only that portion of the track structure necessary to excavate, stockpile and install the facility shall be removed.  All track material removed shall be handled, stockpiled, and re-laid in a manner as to avoid damage.  Any material which is damaged shall be replaced by the Contractor at his own expense.

e.	The backfill of the trench under the track and in the roadbed prism shall be of the same type of material as taken out, except the top 2 ft shall be clean pit run gravel.  Backfilling and compaction in the area affecting the roadbed prism shall be in accordance with the requirements of Section 204, Structure Excavation for Conduits and Minor Structures.

f.	The ballast used in replacing the track shall be equal in depth and quality to that which was removed.  The track shall be re-laid and brought to original grade in accordance with standard ARRC practices.

12.	Excavations.

a.	Unless authorized in advance and in writing by the ARRC, the top of any excavation shall not be within 20 ft of center line of any rack.

b.	No water shall be allowed to stand in open excavations in the track area.

c.	Bridging and shoring shall be adequate to safely carry ARRC traffic and the decision of the ARRC pertaining to same shall be final.

d.	All open excavations shall be continuously protected by flags, barricades or watchmen, as directed by the ARRC.

e.	No excavation shall be left open more than three days, unless authorized by the ARRC's Chief Engineer.

f.	The ARRC embankment, and cut slopes, shall not be disturbed anymore than necessary to accommodate the construction and shall be left in a stabilized condition.

g.	ARRC ditches, culverts, and roadways shall be kept clean and free of rock, gravel, construction debris, and equipment at all time.

13.	ARRC Inspectors.

a.	The ARRC may furnish an inspector during the periods of construction on ARRC Property.  The ARRC inspector will inspect the removal and replacement of tracks, excavation, backfill, necessary bridging for tracks, shoring, flagging, lighting, clearances, etc., when necessary.  The ARRC inspector will work directly with the representative of the Department and the decision of the ARRC inspector in matters pertaining to ARRC operations and safety shall be final.  In the event more than one shift is worked, an ARRC inspector will be required for each shift.  Presence or absence of a ARRC inspector shall not relieve the Contractor of liability for damage done to property of the ARRC, ARRC lessees or permittees having installations on ARRC Property.

The Contractor through the Department will reimburse the ARRC for the cost and associated expense of the inspectors.

14.	Use of Explosives.

a.	The use of explosives shall be done in compliance with all applicable Federal, State and local laws and ordinances regarding the same.

b.	No blasting of any kind will be permitted unless the Contractor thoroughly safeguards the movement of trains and other rail traffic and personnel in the area where such blasting is being conducted.  Before blasting, ARRC flag protection in accordance with Subsection 107-1.08.5 shall be provided on each side of the blast area by the Contractor.  This flag protection shall not be removed until the track is inspected for damage from the blast.

c.	The Contractor will notify the ARRC Inspector and the Engineer of the exact time of each blast at least two hours in advance.

15.	Snow Removal.

a.	Snow removal operations shall be conducted in such a manner as to not place snow (1) upon the tracks of the ARRC, (2) where it interferes with the normal operation of the automatic crossing signals, (3) impairs the visibility of either highway or rail traffic at the crossing.

b.	Snow removal operations shall be conducted in accordance with Subsection 107-1.08.5.

16.	Clean-Up.

a.	At all times, all work and activities on the Facility shall be accomplished in such a manner as to keep the ARRC Property in a neat and orderly condition satisfactory to the ARRC.

b.	Upon completion of work, all equipment and unused materials shall be removed and the ARRC Property shall be left in a neat and clean condition satisfactory to the ARRC.

c.	Should the Contractor or subcontractor fail to comply with Subsections 107-1.08.16.a. and 16.b. the ARRC may perform the required clean-up.  All ARRC cost and expense for performing this work shall be collected from the Contractor.

17.	Payment Guarantee.

a.	The Department shall withhold 10% of the contract price or $10,000.00, whichever is smaller, from the final payment to apply against damages or other direct costs which may be assessed by the ARRC as a result of the Contractor's operations.

b.	The amount withheld above shall not be released until after the Department has received a written statement from the ARRC's Contracting Officer agreeing to release the payment.

52365-050312

Standard Modification

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.

Add the following paragraphs:

7.	Restoring Areas.  Areas used by the Contractor, including haul routes, shall be restored to their original condition after the Contractor’s operations are completed.  The original condition of an area shall be determined as follows:

Before beginning operations, the Engineer and the Contractor shall inspect each area and haul route that will be used by the Contractor and take photographs to document their condition.  After construction operations are completed, the condition of each area and haul route will be compared to the earlier photographs.  Before demobilization, the Contractor shall repair damages attributed to its operations.  The Contractor agrees that costs associated with repairs shall be subsidiary to other items of work and will not be paid for directly.

8.	Material Disposal Sites.  Offsite disposal areas may be at locations of the Contractor’s choice, provided the Contractor obtains from the owner of such land written permission for such dumping and a waiver of all claims against the State for any damage to such land which may result there from, together with permits required by law for such dumping.  A copy of permission, waiver of claims, and permits shall be filed with the Engineer before beginning work on private property.  The Contractor’s selected disposal sites shall also be inspected and approved by the Engineer before use of the sites.

E35-012707

Special Provisions

Add the following:

If water is required for a construction purpose from a nonmunicipal water source, obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8645.

CR7-033012

Add the following:

Bald Eagles are protected under the Bald Eagle Protection Act (16 U.S.C. 668-668c) which prohibits “takes” of bald eagles, their eggs, nests, or any part of the bird.  The Act defines “taking” as “to pursue, shoot, shoot at, poison, wound, kill, capture, trap, collect, molest, or disturb.”

Maintain a Primary Zone of a minimum 330 ft as an undisturbed habitat buffer around nesting bald eagles.  If topography or vegetation does not provide an adequate screen or separation, extend this buffer to 0.25 miles, or a sufficient distance to screen the nest from human activities.  The actual distance will depend on site conditions and the individual eagle’s tolerance for human activity.  Within the Secondary Zone, between 330 ft and 660 ft from eagles nest tree no obtrusive facilities or major habitat modifications shall occur.  If nesting occurs in sparse stands of trees, treeless areas, or where activities would occur within line-of-site of the nest, this buffer shall extend up to 0.5 miles.  No blasting, logging and other noisy, disturbing activities should occur during the nesting period (March 1 – August 31) within the primary or secondary zones.

Extremely noisy activities such as road construction or other activities that occur within the Secondary Zone shall be conducted outside the nesting period to avoid disturbance to eagles.  If activities occur in proximity to a nest site, employ an individual qualified to observe and assess the impact of such activities on nesting eagles.  Behavior generally associated with disturbed eagles includes alarm calls, birds flushed from their nest or perch, and aggressiveness.

If nest trees are discovered within the vicinity of the project site, the U.S. Fish and Wildlife Service must be notified immediately by calling (907) 786-3503 or (907) 271 – 2772, before starting construction activities, for further site evaluation.  This is an advisory.  Do what is required to keep from disturbing a nesting eagle.

CR1071-081210

Add the following:

Prior to beginning work, ANC Lease Lot tenants shall be contacted by the Contractor 7 days prior to starting work.  A list of tenants and contact information shall be presented at the pre-construction conference.

52365/52412-041012

Add the following subsection:

107-1.21 FEDERAL AFFIRMATIVE ACTION.  The Federal Equal Employment Opportunity Disadvantaged Business Enterprise and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120

Training Program	Section 645

Federal EEO Bid Conditions	Form 25A 301

EEO-1 Certification	Form 25A 304

ADOT&PF Training Program Request	Form 25A 310

Training Utilization Report	Form 25A 311

Contact Report	Form 25A 321A

DBE Subcontractable Items	Form 25A 324

DBE Utilization Report	Form 25A 325C

Summary of Good Faith Effort Documentation	Form 25A 332A

Required Contract Provisions, Federal-Aid Contracts	Form 25D 55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.

S80-012202

Add the following subsections:

107-1.22 SECURITY. [SSAC]

- Security Program.

The Transportation Security Administration (TSA) requires the Airport Operator to control access and prevent unauthorized persons from entering Air Operations Areas (AOA). In compliance with this requirement, the airport operator has established procedures to authorize or deny access to the AOA and to identify and control persons while in these areas.

Due to the ever-changing nature of security requirements please contact the Airport Security Manager for any changes, updates or additional requirements.

- Inspection And Fines.

The Contractor shall be liable for any fines levied against the Department, by the Transportation Security Administration (TSA), resulting from actions by the CONTRACTOR, or those whom the Contractor is responsible for, that cause a failure in the maintaining of security in the area of construction, to include any points of entry into the Air Operations Area (AOA) utilized for the construction project. Failure to maintain security will also include failure to abide by the identification program or other requirements pertaining to the security of the AOA.

Contractor personnel are subject to random checks for compliance with the badging and permit regulations. These checks may be conducted by either Airport Police, Airport Operations, or the TSA.

In order to maintain an accountability for all Airport Identification Badges issued, the Contractor is responsible for physically collecting and returning to the Airport Badge Office all outstanding badges no longer used for the construction project. Proof of return is State Receipt issued by the Airport Badge Office.

A non-refundable fine of $300.00 will be levied against the Contractor for each badge not returned within five (5) days of badge expiration or completion of the project, whichever is sooner.

Temporary ramp permits must be turned back into the Airport Badge Office at 6040 DeHaviland, next to the Airport Police Building within five (5) days of completion of work or expiration of the ramp permit(s), whichever is sooner. There is a non-refundable fine of $50.00 for each permit not returned.

Final payment to the Contractor will be withheld pending the return of all badges to the Airport Badge Office and the settlement of all charges due ANC Accounting.

- AOA Entry Control.

The Contractor is responsible for preventing unauthorized access to the AOA by way of the construction site, to include maintaining ANC perimeter gates in either a locked condition or attended by appropriately badged persons who ensure that only authorized personnel or vehicles are admitted through them into the AOA.

Those persons designated to control access points into the AOA shall be instructed in the proper procedures of identification requirements for persons and vehicles. The Contractor will provide these persons with the capability to communicate directly with Airport Operations and or Airport Dispatch.

The Contractor will be responsible for maintaining, as a minimum, a six (6) foot clear zone on both sides of any perimeter fence line affected by the Contractor or any authorized representative.

Any opening of the AOA security fence requires prior coordination with Airport Operations. The Contractor is responsible for providing an appropriately badged person at any unsecured AOA access gate or opening. Contact ANC Operations at 266-2600.

- Airport Identification Badges.

The Airport Identification Badge, developed and adopted by the Airport Operator, is the only identification system recognized as authority to enter the Security Identification Display Area (SIDA) and Sterile Areas of the airport. Only persons identified by this system are permitted access. All Airport Identification Badges must be worn on the outermost garment above the waist.

Any person found in the SIDA or Sterile Area, not in compliance with this program, will be removed from the area and action will be taken against violators as appropriate under Alaska State Statute or Alaska Administrative Code.

Airport issued Identification Badges are not required outside the SIDA and Sterile Areas. For leaseholds and roadways outside the SIDA, ANC may approve the use of a valid driver’s license in conjunction with company identification cards issued from a person’s employer. This authorization should be discussed and approved by Airport Operations or the Airport Security Manager prior to beginning of a project.

For specific job sites the Airport may authorize the use of an access list. An airport badged individual would be responsible for checking each individual entering the work area against the list. Use of such a list is limited and solely at the discretion of the Airport.

Control Authority:

- The Airport Manager has been delegated authority for approving issuance, system control, implementation, and accountability of this program to the Airport Operations, Badge and Vehicle Permit Office.

- An individually assigned Airport Identification Badge will be used by each Contractor employee granted access to the airport SIDA or Sterile Area for construction projects. It does not grant access to aircraft and is valid only for the area in which their construction is actually taking place and the approved routes to and from that area.

- Badge Issue Procedures.

All fingerprints and badging requests must be channeled through the Project Manager. The following briefly outlines those procedures. For further information and the required paperwork, you may contact the Airport Badge Office at 266-2409. The Airport Badge Office is located at 6040 DeHaviland Avenue. Hours are from 7:00 AM – 4:00 PM, Monday through Friday (closed holidays).

Badging is a two-step process.

- The first step is that each person requiring an Airport Identification Badge must submit to a FBI fingerprint based Criminal History Records Check (CHRC). This takes place at the Airport Badge Office, Monday through Friday from 8:00 am to 2:00 PM. If the CHRC shows no TSA disqualifying criminal offense within the preceding ten years from the date of fingerprint submission the Project Manager is notified and the person may proceed to step two. Allow one to two weeks for this process to take place.

- Step two is the Security and Ramp Driver Training. This training class is available at the Airport Badge Office on Monday, Wednesday or Friday at 8:00am. It is advised that you check in for training at 7:30am as class size is limited. The actual training takes approximately one hour for badge requests without a Ramp Driver’s License and 90 minutes for those individuals requesting a Ramp Driver’s License. Individuals requesting a Ramp Driver’s License will be required to pass a written test. Upon successful completion of step two, an Airport Identification Badge may be issued.

In lieu of an Airport Identification Badge, for those employees working in the same area together, there needs to be only one employee with an Airport Identification Badge while the other employees in the area may be issued a visitor badge. Note: there must be an Airport I.D. Badged employee monitoring them at all times. A person using a visitor badge is not required to view the training video, but is expected to follow all regulations while on the restricted areas of the airport.

Any falsifications can result in revocation of the badges for the individual in question, and any fines incurred from the violations will be passed to the responsible party.

Request letters will be considered valid for 30 days from the date it was originally signed and dated.

Upon issuing an Airport Identification Badge, each badged employee will be issued a set of airport rules and regulations they shall be held responsible for while working in restricted areas of the airport.

The fingerprinting fee is $29.00 and badge fee is $10.00. Payment is required at time of service for each. All fees shall be paid by the Contractor as an incidental cost.

At Airport Operation’s option, an Alaska Public Safety Information Network records check will be made on the employee, to include checking current driver's license status for ramp license requests.

The Contractor shall be responsible for the maintenance of records necessary to ensure the retrieval of badges from employees and subcontractor(s).

- Whenever a badged person's employment authorized by the Contractor is terminated, the Contractor is responsible for immediately recovering the ID badge and returning it to Airport Badge and Vehicle Permit Office within five (5) days of an employee’s termination date or the completion of the project, whichever is sooner.

- When someone terminates employment, the Contractor shall immediately notify the Airport Badge Office at 266-2409 so the badge can be deactivated. If someone terminated his or her employment outside of the normal working hours, the Contractor shall notify Airport Dispatch at 266-2415 of the termination.

Should an employee lose his or her I.D. Badge, they should immediately notify their employer, who shall then immediately notify the Airport Badge Office at 266-2409. If lost after normal business hours, then it should be reported to Airport Dispatch at 266 2415. The Badge Office will make telephone confirmation of the employee's employment status prior to reactivation of a badge reported lost, then found by the owner. If requested, a replacement badge will not be issued until a replacement request letter is received and the $50.00 lost badge fee is paid. This is a separate fee from the non-refundable fine of $300.00 applied to non-returned badges. If a replacement badge is issued for a lost badge, and the $50.00 fee paid, the contractor will not be charged the non-refundable fine of $300.00.

The Airport Operator requires each contractor and badge holder to agree to abide by the provisions of this identification program. The Contractor shall designate one or more badge control officer(s) to act as the point of contact for coordination in matters of badge program administration and security matters.

- Vehicle Access On AOA.

The TSA requires the Airport Operator to control access and prevent unauthorized vehicles from entering the AOA. In compliance with this requirement, the Airport Operator has established procedures to authorize or deny access to the AOA and to identify and control vehicles while in the AOA.

Proper individual identification, ramp operator's licenses, and vehicle permits must be obtained through Airport Badge and Vehicle Permit Office before attempting to enter an Air Operations Area.

- Vehicle Identification Standards.

All Contractor vehicles requiring access to the AOA shall display a temporary ramp access permit as issued and instructed by Airport Badge and Vehicle Permit Office. Permits for temporary access shall be available from 7:00 AM to 4:00 PM Monday through Friday at the Airport Badge and Vehicle Permit Office, located at 6040 DeHavilland, phone 266-2409. All permit requests must come through each Contractor’s Authorized Signer.

- Area of Authorization.

Contractor vehicles are only authorized in the areas where their contract work is being performed and on the access routes to and from that area.

- Authorized Vehicles.

Any Contractor is authorized onto the AOA only when it is within its area of authorization, the temporary ramp permit is properly displayed, and all occupants have the required airport identification properly displayed.

107-1.23 BARRICADES, WARNING SIGNS AND HAZARD MARKINGS. [SSAC]  The Contractor shall furnish, erect, and maintain all barricades, warning signs and markings for hazards necessary to protect the public and the work. It shall be the Contractor’s responsibility to maintain markers at all times to separate areas closed to aircraft from adjacent areas that are open to aircraft. When used during periods of darkness, such barricades, warning signs and hazard markings shall be suitably illuminated. Barricades, warning signs, and markings for hazards that are in the air operations area shall be a maximum of 18 inches high. Barricades shall be spaced not more than 25 feet apart.

For public vehicular and pedestrian traffic, the Contractor shall furnish, erect, and maintain barricades, warning signs, lights and other traffic control devices in conformity with the Manual on Uniform Traffic Control Devices for Streets and Highways (published by the United States Government Printing Office) and the Alaska Traffic Manual Supplement (published by the Department), and according to the Traffic Control Plan as specified in Section 643 Traffic Maintenance.

When the work requires closing an airport operations area of the airport or portion of such area, the Contractor shall furnish, erect and maintain temporary markings and associated lighting conforming to the requirements of AC 150/5340-1, Standards for Airport Markings, and according to the Construction Safety Plan.

For work within the airport property, the Contractor shall furnish, erect, and maintain markings and associated lighting of open trenches, excavations, temporary stockpiles, and parked construction equipment that may be hazardous to the operation of emergency, fire-rescue, maintenance or support vehicles on the airport in conformance to AC 150/5370-2, Operational Safety on Airports During Construction.

The Contractor shall identify each motorized vehicle or piece of construction equipment in conformance to AC 150/5370-2.

Open-flame type lights shall not be permitted within the air operations areas of the airport.

52365/52412-031112

SECTION 108

PROSECUTION AND PROGRESS

Standard Modification

Delete Subsection 108-1.01 in its entirety and replace with the following:

108-1.01 SUBCONTRACTING OF CONTRACT.  The Contractor shall submit a Contractor Self Certification for Subcontractors and Lower Tier Subcontractors, Form 25D-042, before the Contractor or any subcontractor subcontracts, sells, transfers, assigns, or otherwise disposes of the Contract or any portion of the Contract.  The Department has authority to review subcontracts and to deny permission to subcontract work.  The Department may penalize the Contractor for false statements or omissions made in connection with Form 25D-042.

The Contractor shall perform, with the Contractor's own organization, work amounting to at least 30 percent of the difference between the original Contract price and the price of designated Specialty Items.  For the purpose of this Subsection, work is defined as the dollar value of the services, equipment, materials, and manufactured products furnished under the Contract.  The Engineer will determine the value of the subcontracts based on Contract unit prices or upon reasonable value, if entire items are not subcontracted.

The Department's consent to the subcontracting, sale, transfer, assignment, or disposal of all or a part of the Contract shall not relieve the Contractor and the Surety of responsibility for fulfillment of the Contract or for liability under bonds regardless of the terms of the transfer or sublet approvals.

1.	The Contractor shall ensure that for all subcontracts (agreements):

a.	The Department is furnished with one completed Contractor Self Certification, Form 25D-042, for each subcontract;

b.	The subcontractors have submitted a Bidder Registration; Form 25D-6;

c.	The required prompt payment provisions of AS 36.90.210 are included in all subcontracts;

d.	A clause is included requiring the Contractor to pay the subcontractor for satisfactory performance according to AS 36.90.210 and within eight (8) working days after receiving payment for which the subcontractor is to be paid.

e.	A clause is included requiring the Contractor to pay the subcontractor interest, according to AS 45.45.100(a), for the period beginning the day after the required payment date and ending on the day payment of the amount due is made;

f.	A clause is included requiring the Contractor to pay the subcontractor all retainage due under the subcontract, within eight (8) working days after final payment is received from the Department, or after the notice period under AS 36.25.020(b) expires, whichever is later;

g.	A clause is included requiring the Contractor to pay interest on retainage, according to AS 36.90.250 and AS 45.45.101(a);

h.	Other required items listed in Form 25D-042 are included in the subcontracts;

i.	The subcontractors pay current prevailing rate of wages as per Subsection 107-1.04 and file certified payrolls with the Engineer and DOLWD for all work performed on the project; and

j.	Upon receipt of a request for more information regarding subcontracts, the requested information is provided to the Department within 5 calendar days.

2.	The Contractor shall ensure that for all lower tier subcontracts (agreements between subcontractors and lower tier subcontractors):

a.	The required prompt payment provisions of AS 36.90.210 are included in all lower tier subcontracts;

b.	A clause is included requiring the subcontractor to pay the lower tier subcontractor for satisfactory performance according to AS 36.90.210, and within eight (8) working days after receiving payment from which the subcontractor is to be paid;

c.	A clause is included requiring the subcontractor to pay the lower tier subcontractor interest, according to AS 45.45.010(a), for the period beginning the day after the required payment date and ending on the day payment of the amount due is made;

d.	A clause is included requiring the subcontractor to pay the lower tier subcontractor all retainage due under the subcontract, within eight (8) working days after final payment is received, or after the notice period under AS 36.25.020(b) expires, whichever is later;

e.	A clause is included requiring the subcontractor to pay the lower tier subcontractor interest on retainage, according to AS 36.90.250 and AS 45.45.101(a);

f.	Other required items listed in Form 25D-042 are included in the lower tier subcontracts;

g.	The lower tier subcontractors pay current prevailing rate of wages as per Subsection 107-1.04 and file certified payrolls with the Engineer and DOLWD for all work performed on the project; and

h.	Upon receipt of a receipt for more information regarding subcontracts, the requested information is provided to the Department within 5 calendar days.

3.	The following will be considered as subcontracting, unless performed by the Contractor:

a.	Roadside Production.  Roadside production of crushed stone, gravel, and other materials with portable or semi-portable crushing, screening, or washing plants set up or reopened in the vicinity of the project to supply materials for the project, including borrow pits used exclusively or nearly exclusively for the project.

b.	Temporary Plants.  Production of aggregate mix, concrete mix, asphalt mix, other materials, or fabricated items from temporary batching plants, temporary mixing plants, or temporary factories that are set up or reopened in the vicinity of the project to supply materials exclusively or nearly exclusively for the project.

c.	Hauling.  Hauling from the project to roadside production, temporary plants, or commercial plants, from roadside production or temporary plants to the project, from roadside production or temporary plants to commercial plants, and all other hauling not specifically excluded in this subsection.

d.	Other Contractors.  All other contractors working on the project site under contract with the Contractor are considered subcontractors unless specifically excluded in this subsection.

4.	The following will not be considered as subcontracting, but the Contractor shall comply with the prompt payment provisions AS 36.90:

a.	Commercial Plants.  The purchase of sand, gravel, crushed stone, crushed slag, batched concrete aggregates, ready-mixed concrete, asphalt paving mix, and any other materials or fabrication produced at and furnished from established and recognized commercial plants that sell to both public and private purchasers.

b.	Hauling.  Delivery of materials from a commercial plant to a different commercial plant, and delivery from a commercial plant to the project site by vehicles owned and operated by the commercial plants or by commercial freight companies that have a contract with the commercial plant.  Commercial freight companies are trucking or hauling companies that deliver multiple types of materials to multiple clients, both public and private, on an established route, and on a recurrent basis.

c.	Contractors' General Business.  Work within permanent home offices, branch plants, fabrication plants, tool yards, and other establishments that are part of a contractor's or subcontractor's general business operations.

5.	Owner-Operators.  Hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor or approved subcontractor is not considered subcontracting for purposes of AS 36.30.115.

The Contractor shall ensure that the required prompt payment provisions of AS 36.90.210 are included in contracts with owner-operators.

The Contractor shall collect and maintain at the project site current and valid copies of the following to prove that each trucker listed is a bona fide owner-operator.

a.	Alaska Driver's License with appropriate CDL class and endorsements;

b.	Business license for trucking with supporting documents that list the driver as the business owner or corporate officer;

c.	Documents showing the driver's ownership interest in the truck, including copies of:

(1)	Truck registration; and

(2)	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of these records for a period of at least three years after final acceptance of the project.

Owner-operators must qualify as independent contractors under the current Alaska Department of Labor's criteria.  Owner-operators may be required to show:

a.	The owner-operator's right to control the manner in which the work is to be performed;

b.	The owner-operator's opportunity for profit or loss depending upon their managerial skill;

c.	The owner-operator's investment in equipment or materials required for their task, or the employment of helpers;

d.	Whether the service rendered requires a special skill;

e.	The degree of permanence of the working relationship; and

f.	Whether the service rendered is an integral part of the owner-operator's business.

The status of owner-operators is subject to evaluation throughout the project period.  If the criteria for an independent contractor are not met, the Contractor shall submit amended payrolls listing the driver as an employee subject to all labor provisions of the Contract.

The Contractor shall issue each owner-operator a placard in a form approved by the Engineer that identifies both the truck driver and the vehicle.  The placard shall be prominently displayed on the vehicle so that it is visible to scale operators and inspectors.

Not withstanding the Department's definitions of contracting and subcontracting, the Contractor shall be responsible for determining and complying with all federal and state laws and regulations regarding contracting, subcontracting, and payment of wages.  The Contractor shall promptly pay any fines or penalties assessed for violations of those laws and regulations, and shall promptly comply with the directives of any government agency having jurisdiction over those matters.

E102-030512

108-1.03 PROSECUTION AND PROGRESS.  Delete the last sentence of the first paragraph and substitute the following:

Submit the following at the Preconstruction Conference:

Delete the last sentence of the first paragraph in No. 1.  A progress schedule, and substitute the following:

1.	A Critical Path Method (CPM) Schedule is required, in a format acceptable to the Engineer, showing the order the work will be carried out and the contemplated dates the Contractor, subcontractors, and utilities will start and finish each of the salient features of the work, including scheduled periods of shutdown.  Indicate anticipated periods of multiple shift work in the CPM Schedule.  Revise to the proposed CPM Schedule promptly.  Promptly submit a revised CPM Schedule if there are substantial changes to the schedule, or upon request of the Engineer.

CR261-121302

Add the following paragraph [SSAC]:

Time durations and other criteria for each construction segment are provided in the Safety Plan (Appendix C).

52365/52412-031112

108-04 LIMITATION OF OPERATIONS.  Add the following: [SSAC]:

The Contractor shall control its operations and the operations of its subcontractors and all suppliers, so as to provide for the least inconvenience to traffic and the free and unobstructed movement of aircraft in the Air Operations Areas of the airport, except as specifically provided in this Contract. Under all circumstances, safety shall be the most important consideration.

- Environmental Limitations. The Contractor shall comply with all environmental commitments, permit stipulations, and construction limitations, in the Contract permits and specifications. These may include time periods in which certain construction activities are not allowed. The Contractor shall avoid disturbing wetlands unless permitted to do so. The Contractor shall avoid disturbing threatened and endangered species, historic sites, and hazardous materials sites.

- Construction Safety Plan (CSP). A CSP is included within the contract documents. The CSP specifies minimum requirements for operational safety during construction activities. The Contactor shall conduct operations according to the CSP and the provisions set forth within the current version of AC 150/5370-2, Operational Safety on Airports During Construction. No deviations or modifications may be made to the approved CSP unless approved in writing by the Engineer.

The Contractor shall implement all necessary CSP measures prior to commencement of any work activity. The Contractor shall conduct daily checks of its workers, equipment, and construction methods to assure compliance with the CSP measures. The Contractor shall document the checks in writing and sign them. Documented checks shall be available for inspection by the Engineer.

The Contractor is responsible for the conduct of all subcontractors and suppliers it employs on the project. The Contractor shall assure that all subcontractors and suppliers are made aware of the requirements of the CSP, and that the subcontractors and suppliers implement and maintain all necessary safety measures.

The CSP will indicate areas within airport property boundaries that may be used for material stockpile, and will indicate the maximum height of stockpile allowed. The Contractor shall obtain prior approval from the Engineer before using other areas within airport property. The Engineer may limit stockpile heights or equipment heights in any area, either inside or outside of airport property, based on requirements in the ACs or other factors necessary to ensure the free and unobstructed operation of aircraft.

- Security Plan. When required by the Contract, the Contractor shall control its operations and the operations of its subcontractors and all suppliers so as to provide for the security of the Airport. The Contactor’s operations shall be conducted according to the Security Plan and the provisions set forth within the current version of DOT/FAA/AR-00/52, Recommended Security Guidelines for Airport Planning and Construction. No deviations or modifications may be made to the approved Security Plan unless approved in writing by the Engineer.

- Notification. When the work requires the Contractor to conduct its operations within an Air Operations Area of the airport, the work shall be coordinated with the Airport Operations Center through the Engineer. The Contractor shall provide written notice to the Airport Operations Center through the Engineer, at least 45 days before working in the Air Operations Area. The Contractor shall copy to the Engineer all correspondence with the Airport Operations Center.

The Contractor shall prepare a NOTAMs on a form provided by the Department, and submit the form through the Engineer to the Airport Operations Center at least 72 hours prior to: closure or change in the Air Operations Area; or startup, resumption, cessation of, or change in construction activity that affects aircraft operations.

The Contractor shall not close an Air Operations Area until a NOTAMs has been issued by the Airport Operations Center or by FAA, until the Engineer has authorized the Contractor to work there, and until the necessary temporary marking and associated lighting is in place as provided in Subsection 70-09.

For questions, the primary FAA contact is the FAA Systems Operations Control Center at (800) 478-2139. If the primary contact is unavailable, contact the Chairman of Long Term Outage Committee, Operations Engineering Section, FAA Airways Facilities Division at (907) 271-5800.

Notify Airport Operations through the Engineer to coordinate construction and haul activities and comply with their instructions concerning apron closures and the movement of construction equipment, men, and materials in the vicinity of existing ramp areas, runways, or taxiways. Notification is required at least 48 hours (plus weekend hours) in advance of any planned closure or change.

Contacts. The ADOT&PF Project Engineer will be the central point of contact between the Contractor, the ANC Operations Center, and the FAA.

Project Engineer	Airport Operations Center

TBD	Tim Lufkin, Operations Construction Coordinator

ADOT&PF Aviation Construction	Ted Stevens Anchorage International Airport

P.O. Box 196900	P.O. Box 196960

Anchorage, Alaska 99519-6900	Anchorage, Alaska 99519-6960

Telephone TBD	Telephone (907) 266-2615 (24 hr)

Cellular TBD	Cellular (907) 266-2615

FAX TBD	FAX (907) 266-2646

Other Contacts (Note: primary contact is Airport Operations Center through the Engineer):

Dan Frisby, Field Maintenance Manager	Ron Silva, Field Electrician

Ted Stevens Anchorage International Airport	Ted Stevens Anchorage International Airport

P.O. Box 196960	P.O. Box 196960

Anchorage, Alaska 99519-6960	Anchorage, Alaska 99519-6960

Telephone (907) 266-2427	Telephone (907) 266-2423

Cellular (907) 748-2302	Cellular (907) 227-9475

FAX (907) 266-2677	FAX (907) 266-2122

- Work Procedures and Communications within the Airport Operations Area. Vehicles, equipment and materials shall never be parked or left standing on runways, runways safety areas, and taxiways open to aircraft. In Air Operations Areas, all vehicles shall be equipped with a functional flashing amber hazard light and all obstructions except stakes or hazard markers shall be removed during non-working hours. The Contractor shall remove construction equipment from and otherwise clear the runway and the designated Runway Safety Areas for operation of regularly scheduled airline flights. The Contractor shall remain continuously informed regarding flight schedule times.

Do not allow your labor force or equipment to interfere with the operation of aircraft on any runway or taxiway. Aircraft always have the right of way. Do not park vehicles or equipment or leave materials standing within 300 feet of an active runway or within 150 feet of an active taxiway or taxi lane. When work is to be performed within the limits specified, ensure that the runway or taxiway is closed to aircraft or maintain radio contact with the tower. Minimize time in restricted areas. Provide responsible personnel, such as a foreman, for radio communication.

When the contract work requires the Contractor to work within an Air Operations Area of the airport on an intermittent basis (intermittent opening and closing of all or a portion of the Air Operations Area), the Contractor shall maintain constant communications as hereinafter specified, immediately obey all instructions to vacate the Air Operations Area, and immediately obey all instructions to resume work in such Air Operations Area. Failure to maintain the specified communications or to obey instructions shall be cause for suspension of the Contractor's operations in the Air Operations Area, with no damages available from the Department, until the satisfactory conditions are provided. The Contractor shall establish and maintain communication or monitor communications with the appropriate radio facility as prescribed in the following:

  - Airports With Control Towers:  At those airports with control towers, the Contractor shall comply with the instructions of the airport controller. The Contractor shall continuously monitor 2-way radio communication on the appropriate ground control frequency. The Contractor shall furnish a liaison radio operator and 2-way radio communication with each work party located within the Air Operations Area. Ensure that all persons communicating with the control tower are trained by Airport Operations in radio communication procedures.

- Haul Routes.  Access and haul to the site at all stages of work within the AOA shall be on the routes and through the gates shown in the Plans. Haul of waste material shall on the routes shown on then Plans to the disposal sites/stockpile areas shown in the Plans. The clean soil disposal site is located west of the ASIG fuel farm; RAP and crushed aggregate stockpile areas are located at the ANC Airfield Maintenance Facility east of Postmark Drive; and the contaminated soil disposal site is located where shown on the Plans. Haul of new construction materials shall be over the local non-airport road system with access to AOA construction segments through the gates shown on the Plans.

The Contractor will confine his vehicles to the haul routes and work areas shown on the Plans. Alternate haul routes must be approved by the Engineer and Airport Operations Center prior to use. All vehicles hauling material or equipment on the project shall have a copy of the designated project haul route available to show to any Department employee upon request. Any driver/operator failing to display the haul route document shall immediately cease work until their vehicle is equipped with a copy of the designated project haul route.

Any person working on the project who hauls material or equipment outside the designated haul route shall have their Ramp Operator's License suspended for the duration of the project. Any vehicle working on the project that hauls material or equipment outside of the designated project haul route shall have its Ramp Access Permit suspended for the duration of the project. Operating unloaded vehicles is considered a haul.

Photographs. video tape or the written testimony of residents living near Northern Lights Boulevard will be considered adequate proof of individual vehicles hauling outside of the projects designated haul route. Operating unloaded vehicles is considered a haul.

For this project the legal load on Northern Lights Boulevard is zero (0). Other legal load restrictions are provided in Subsection 105-1.12 Load Restrictions.

The Contractor will be responsible for the maintenance of all roads being utilized for hauling purposes in the construction of this project. Road conditions will be returned to their prior conditions upon completing the work. The Contractor will provide water or other dust palliative and appropriate distribution equipment as required for dust control on his haul roads and in his work area.

The Contractor will keep all active runway and taxiway areas swept clean from materials spilled by his operations. All material spills will be removed from the active runways. taxiways. and aprons immediately upon occurring to avoid damage to aircraft engines. Suitable equipment such as broom/vacuum trucks will be stationed at the job site for this purpose and will be used to clean loose material immediately after being spilled on any runway or taxiway. The Contractor will assure that. all-loose material and debris has been removed from the sides of haul vehicles prior to leaving or entering the site in order to minimize spills of material on airport or road surfaces. All spilled materials must be cleaned off runways and taxiways prior to opening to aircraft. All existing runway and taxiway centerline lights will be cleaned prior to opening to aircraft.

The Contractor will assign one laborer with a hand broom to sweep off excess material that accumulates on the outside of the trucks during loading. Each truck will be hand swept before leaving the work areas.

Cleaning spilled material from adjacent taxiways. taxi lanes or ramp areas •is of primary concern to the ANC Operations Center. Therefore. upon discovery of spilled material on the haul route not being cleaned up by the Contractor. the Engineer or his representative will present a hand written memo to the Contractor's onsite foreman or superintendent stating the location of the spilled material and the time of the memo. The Contractor shall then have thirty (30) minutes to complete cleanup operations after being notified of the spill. Failure by the Contractor to complete cleanup operations within thirty (30) minutes of receipt of the memo will result in institution of an order from the Engineer for the Contractor to cease hauling. Hauling time lost due to this order will not be considered reason to extend contract time or a reason for a claim. The Engineer will allow hauling to continue when the spilled material is cleaned up to his satisfaction.

The Department reserves the right to hire another contractor to do the cleanup activities and to reduce the contract amount by this cost plus the cost to the Department of implementing another contract.

Maintaining and cleaning of runways, taxiways, haul routes and equipment shall be considered incidental to the contract and no additional payment will be made.

Before final payment is made, all haul routes shall be returned to their original condition, or better. As evidenced by a joint inspection with the Engineer, Contractor and ANC Operations and by comparison with photographs taken by the Engineer prior to construction.

Thirty minutes before shutting down for the day the Contractor will coordinate through the Engineer a joint inspection of the construction site with the Airport Operations Center.

- Staging Area.  Locations for the Contractor's staging areas are shown on the Plans. These locations are for the exclusive use of the Contractor for the full time he is working on this project. Limited utilities are available at the sites.

Use of the staging areas shall be limited to the storage of construction equipment and supplies. All powered equipment parked on unpaved surfaces shall have a drip pan.

Prior to occupying the staging areas the Contractor shall mark the staging area limits with lath and flagging and then arrange a joint inspection with the Engineer and ANC Operations to record the area’s original condition. Marking of the staging areas by the Contractor is subsidiary to Item 642(1) Construction Surveying. Before final payment is made. the staging area shall be re-graded and reseeded as required to return to the condition as noted by the initial inspection or as approved by the Engineer. Restoration of the staging area shall be considered subsidiary and no additional payment shall be made.

52365/52412-031112

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.02 MEASUREMENT OF QUANTITIES.  Under subtitle Electronic Computerized Weighing System Item (1) add the following to the end of the first sentence:

", CD, or a USB device."

109-1.05 COMPENSATION FOR EXTRA WORK ON TIME AND MATERIALS BASIS.  Under Item 3. Equipment, Item a. add the following to the second paragraph:

The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska – South Region.

CR14-043105

Standard Modification

Delete Subsection 109-1.06 in its entirety and replace with the following:

109-1.06 PROGRESS PAYMENTS.  The Department will make monthly progress payments to the Contractor based on estimates of the value of work performed and materials on hand under Subsection 109-1.07.  At the Departments discretion, a progress payment may be made twice monthly if the value of the estimate exceeds $10,000.

Contractor's failure to pay subcontractors or subcontractor's failure to pay lower tier subcontractors, according to prompt payment provisions required under Subsection 108-1.01 is considered unsatisfactory performance.

The Department will not withhold payment as retainage but may withhold payment for unsatisfactory performance.  If satisfactory progress is being made and subcontractors are paid according to Subsection 108-1.01 and AS 36.90.210, the Engineer will authorize 100 percent payment for the estimated value of work accomplished, less any authorized deductions.

If the Engineer finds that satisfactory progress is not being made or payment for satisfactory work by a subcontractor or lower tier subcontractor is not paid according to Subsection 108-1.01, the Engineer may withhold up to 100 percent of the total amount earned from subsequent progress payments.  The Engineer may withhold up to 200 percent of the estimated cost to complete final punch list items for unsatisfactory performance until those items are complete.  The Engineer will notify the Contractor in writing within eight (8) working days of a request for a progress payment of the reasons why part or all of the payment is being withheld for unsatisfactory performance and what actions may be taken by the Contractor to receive full payment.

Payments of withheld amounts will be made in accordance with AS 36.90.200.  No interest will be paid to the Contractor for amounts withheld for unsatisfactory performance except if the Department fails to pay the amount withheld within twenty one (21) calendar days after the Contractor satisfactorily completes the remedial actions identified by the Engineer, as provided in AS 36.90.200(e).

The Contractor shall pay interest on retainage withheld from subcontractors, and at an interest rate according to AS 36.90.250 and AS 45.45.010(a).

E103-030512

Standard Modification

109-1.08 FINAL PAYMENT.  Add the following sentence to the first paragraph:

The Department will not process the final estimate until the Contractor completes Items 1 through 4 in the first paragraph of Subsection 105-1.16.

E11-063004

- Special Provisions

- Add the following Section:

- SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION.  The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, the opportunity to participate fairly with other contractors in the performance of contracts financed with federal funds.  The Contractor and subcontractors shall not discriminate on the basis of race, color, national origin, or sex in the performance of this Contract.  The Contractor will carry out applicable requirements of 49 CFR Part 26 in the award and administration of US DOT assisted contracts.

120-1.02 INTERPRETATION.  This Section implements the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this Section is a material breach of contract, which may result in contract termination or other remedy as DOT&PF deems appropriate.  Failure to comply with this Section is justification for debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS.

1.	Administrative Reconsideration.  A process by which the low bidder may request reconsideration when the Department determines the Good Faith Effort (GFE) requirements have not been met.

2.	Broker.  A certified DBE for the delivery of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary to complete the project.  A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and ensuring that the materials meet specifications before credit will be given.

3.	Civil Rights Office. The Department's Civil Rights Office.

4.	Contract Compliance Officer.  Individual within the Civil Rights Office with the authority to administer the Department's compliance programs.

5.	Disadvantaged Business Enterprise.  A Disadvantage Business Enterprise which is a for-profit small business concern that is certified in accordance with 49 CFR, Part 26 and listed in the Alaska DBE Directory.

6.	DBE Key Employee.  A permanent, year-round employee of the DBE and whose name is on file with the Civil Rights Office as a key employee.  A key employee may act as an on-site representative when the owner is not on-site.

7.	DBE Utilization Goal.  The percent of work to be performed by certified DBEs.  The goal is established by the Department and specified in the Contract.

8.	DBE Officer.  Individual designated in writing as a representative of the Contractor concerning DBE issues.

9.	Manufacturer.  A DBE certified in a supply category that changes the shape, form, or composition of original material in some way.  The DBE must provide that material to the general public or the construction industry at large on a regular basis.

10.	Race Conscious Participation.  DBE participation used to meet a specified DBE Utilization Goal.

11.	Race Neutral Participation.  DBE participation that is in excess of the specified DBE Utilization Goal.

12.	Regular Dealer.  A DBE certified in a supply category who operates in a manner consistent with industry practice and who:

a.	maintain an in-house inventory on a regular basis of the particular product provided to this project; and

b.	keeps an inventory in an amount appropriate for the type of work using that product; and

c.	offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large.  If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally fabricate (assemble large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

d.	a person may be a regular dealer in such bulk items as petroleum products, steel, cement, gravel, stone, or asphalt without owning, operating, or maintaining a place of business, if the person both owns and operates distribution equipment for the products.  Any supplementing of regular dealers' own distribution equipment shall be by a long-term lease agreement and not on an ad hoc or contract-by-contract basis.

120-2.01 MEETING THE DBE UTILIZATION GOAL.  A DBE's proposed work may be used to demonstrate the successful bidder's ability to meet the DBE Utilization Goal before Contract award.  The DBE must be certified in a category covering the Commercially Useful Function to be performed at the time of listing on Form 25A-325C (DBE Utilization Report).

A bidder may meet the DBE Utilization Goal through (1) the participation of certified DBE firms, or (2) documentation of required Good Faith Effort (Subsection 120-3.01), or (3) a combination of participation and Good Faith Effort to be eligible for Contract award.

DBE participation on contingent sum items will count as RACE Neutral DBE participation and not towards fulfilling a minimum DBE Utilization Goal, which is RACE Conscious DBE participation.

120-3.01 DETERMINATION OF COMPLIANCE.

1.	Phase I-Bid.  All DBE Good Faith Efforts must be completed prior to bid opening.

2.	Phase II-Award.  The apparent low bidder shall submit evidence of DBE commitment(s) within five working days after receipt of written notification by the Department of the successful low bid.  The apparent low bidder may not supplement its DBE efforts after opening, nor may offer new or additional DBE participation after submitting the DBE Utilization Report (Form 25A-325C).

a.	Written DBE Commitment:  Complete Form 25A-326 for each DBE subcontractor.

b.	DBE Utilization Report.  Submit a completed DBE Utilization Report Form 25A-325C listing certified DBEs to be used to meet the DBE Utilization Goal.

c.	Good Faith Effort Documentation.  Submit a completed Summary of Good Faith Effort Documentation Form 25A-332A (with attachments) and contact Report Form 25A-321A if the DBE Utilization Goal is not demonstrated on Form 25A-325C.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and cannot document the minimum required Good Faith Effort (as specified below), the Contracting Officer will determine the bidder to be not responsible.

120-3.02 GOOD FAITH EFFORTS (GFE).

1.	Good Faith Effort Criteria.  When a bidder fails to meet DBE Utilization Goals, the Civil Rights Office will use the following criteria to judge whether they have demonstrated sufficient Good Faith Effort to be eligible for award of the Contract.

a.	Consider All Subcontractable Items.  The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items with an established DBE goal as identified on Form 25A-324, before bid opening.  It is the bidder's responsibility to facilitate DBE participation by making the work listed on the subcontractable items list available to DBE firms.

If the bidder cannot achieve the DBE Utilization Goal, then the bidder may also consider other items not listed that could be subcontracted to DBEs.

b.	Initial DBE Notification.  All DBEs listed in the Department's current DBE Directory that have a "Yes" Under Required GFE Contact and "Yes" under the specific Work Area (Region) must be contacted at least seven calendar days prior to bid opening.  DBEs certified to perform work items identified on Form 25A-324 must be contacted to solicit their interest.  Each contact with a DBE firm will be logged on a Contact Report, Form 25A-321A.

The bidder must give DBEs at least five calendar days to respond.  The bidder may reject DBE quotes received after the deadline.  Such a deadline for bid submission by DBEs will be consistently applied.

The only acceptable methods of initial and follow up notification are:

1)	By fax with a confirmation receipt of successful transmission to the DBE's fax number listed in the DBE Directory.  A fax transmission without receipt of successful transmission is unsatisfactory.

2)	By email with a confirmation of successful receipt by DBE's email address listed in the DBE Directory.  Email without confirmation of successful receipt is unsatisfactory.

3)	By U.S. Mail to the DBE's address listed in the DBE Directory with a return receipt requested.  Letters mailed without a return receipt signed by the DBE or DBE Key employee are unsatisfactory.  Delivery confirmation with evidence of successful delivery is an acceptable substitute for Return Receipt.

4)	By telephone solicitation with a record of the date and time of the telephone call made to the DBE's telephone number listed in the DBE Directory.  Telephone solicitation without a record of date and time is unsatisfactory.

c.	Non-Competitive DBE Quotes.  DBE quotes more than 10 percent higher than an accepted non-DBE quote will be deemed non-competitive, provided they are for the exact same work or service.

All evidence in support on a non-competitive bid determination must be provided at the time of the Good Faith Effort submittal.  When a DBE quote is rejected as being non-competitive, the work must be performed by the non-DBE subcontractor whose quote was used to provide the basis of the determination.  Payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the accepted quote.  This does not preclude increases due to change documents issued by the Department.

d.	Assistance To DBEs.  Contractors must provide DBEs with:

1)	Information about bonding or insurance required by the bidder.

2)	Information about securing equipment, supplies, materials, or related assistance or services.

3)	Adequate information about the requirements of the Contract regarding the specific item work or service sought from the DBE.

e.	Follow-up DBE Notifications.  Contact the DBEs to determine if they will be bidding.  For acceptable forms of notification and required documentation see 120-3.02, subsection 1.b items 1 through 4.

Failure to submit a bid by the deadline is evidence of the DBE's lack of interest in bidding.  Documentation of follow-up contacts shall be logged on the Contact Report, Form 25-321A.

f.	Good Faith Effort Evaluation.  Subsections (a) through (e) must be completed for a Good Faith Effort based submission to be considered.  Failure to perform and document actions contained in subsection (a) through (e) constitutes insufficient Good Faith Effort.  After submitting a Good Faith Effort, bidders may only clarify efforts taken before opening.  No new efforts or additional DBE participation is permitted after opening.

2.	Administrative Reconsideration.  49 CFR Part 26.53(d) provides an opportunity for administrative reconsideration when the Department determines that Good Faith Effort is insufficient.  This opportunity must be exercised within three working days of notification that Good Faith Efforts were unsatisfactory.  For reconsideration, the bidder must provide written documentation or argument concerning efforts to meet the DBE Utilization Goal.  No new or additional contact information may be provided.  Only contact information the bidder provided in support of its initial request for a Good Faith Effort determination by the Civil Rights Office may be presented to support the request for administrative reconsideration.

The process for an Administrative Reconsideration is as follows:

a.	The bidder will have the opportunity to meet with the DBE Liaison Officer in person to discuss the issue.  If so desired, the bidder must be ready to meet with the DBE Liaison Officer within four working days of receipt of notice that it failed to meet the requirements of this subsection.

b.	The DBE Liaison Officer will render a written decision and provide notification to the bidder within four working days after the meeting.  The written decision will explain the basis for finding.

c.	The finding of the DBE Liaison Officer cannot be appealed to the U.S. DOT.

3.	Phase III-Construction.

a.	DBE Creditable Work.  The Commercially Useful Function work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report, Form 25A-325C, shall be included in any subcontract, purchase order of service agreement with that DBE.

b.	DBE replacement.  The Contractor shall submit a written request to replace a DBE to the Engineer.  If approved, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal.  If the Engineer and the Civil rights Office agree that the criteria of Subsection 120-3.04 have been met, the DBE may be replaced by the Contractor with a non-DBE subcontractor.

c.	DBE Utilization Goal Adjustment.  The DBE Utilization Goal will be adjusted only if a DBE replacement is approved by the Engineer, and only to the extent the Contractor cannot obtain another DBE subcontractor to perform the work.

120-3.03 COMMERCIALLY USEFUL FUNCTION.

1.	Creditable Work.  Measuring the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable Commercially Useful Function work on this project.  This is determined by the Engineer in accordance with this Section.

Commercially Useful Function is limited to:

a.	Prime Contractors;

b.	Subcontractors;

c.	Manufacturers;

d.	Regular Dealers;

e.	Brokers; or

f.	Joint Ventures

2.	Determination of Commercially Useful Function.  In order for the Commercially Useful Function work of the DBE to be credited toward the goal, the Contractor will ensure that the DBE is certified in the appropriate category at the time of the submittal of the subcontract, or the issuance of a purchase order or service agreement.  Subcontracts, purchase orders and service agreements shall be consistent with written DBE commitment.

a.	The Commercially Useful Function performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, a regular dealer, or manufacturer of the product provided to this project.

b.	The following factors will be used in determining whether a DBE trucking company is performing a Commercially Useful Function:

1)	The DBE must be responsible for the management and supervision of the entire trucking operation for which it is responsible on a particular contract, and there cannot be a contrived arrangement for the purpose of meeting DBE goals.

2)	The DBE must itself own and operate at least one fully licensed, insured, and operational truck used on the Contract.

3)	The DBE receives credit for the total value of the transportation services it provides on the Contract using trucks it owns, insures, and operates using drivers it employs.

4)	The DBE may lease trucks from another DBE firm, including an owner-operator who is certified as a DBE.  The DBE who leases trucks from another DBE receives credit for the total value of the transportation services the lessee DBE provides on the Contract.

5)	The DBE may also lease trucks from a non-DBE firm, including from an owner-operator.  The DBE who leases trucks from a non-DBE is entitled to credit for the total value of transportation services provided by non-DBE lessees not to exceed the value of transportation services provided by DBE-owned trucks on the Contract.  Additional participation by non-DBE lessees receives credit only for the fee or commission it receives as a result of the lease arrangement.

6)	A lease must indicate the DBE has exclusive use of and control over the truck.  This does not preclude the leased truck from working for others during the term of the lease with the consent of the DBE, so long as the lease gives the DBE absolute priority for use of the leased truck.  Leased trucks must display the name and identification number of the DBE.

c.	The Contractor will receive credit for the Commercially Useful Function performed by DBEs as provided in this Section.  Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding Commercially Useful Function and potential DBE credit.

d.	The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the Commercially Useful Function criteria may be credited toward the DBE Utilization Goal.

e.	DBE work shall conform to the following requirements to be a Commercially Useful Function:

1)	It will be necessary and useful work required for the execution of the Contract.

2)	The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

3)	It will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE.  The work will be performed with the DBE's own equipment.  Either the DBE owner of DBE On-Site Representative will be at the work site and responsible for the work.

4)	The manner in which the work is sublet or performed will conform to standard industry practice within Alaska, as determined by the Department.  The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry).  Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

5)	The cost of the goods and services will be reasonable and competitive with the cost of goods and services outside the DBE program within Alaska.  Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling their delivery and fully responsible for ensuring that they meet specifications.  The cost of materials purchased from the Contractor or its affiliates is not creditable.

6)	Subcontract work, with the exception of truck hauling, shall be sublet by the same unit of measure as is contained in the Bid Schedule unless approved in advance by the Engineer.

7)	The DBE will control all business administration, accounting, billing and payment transactions.  The Contractor cannot perform these functions for the DBE.

In accordance with AS 36.30.420(b), the Engineer may inspect the offices of the DBE and audit their records to assure compliance.

3.	Rebuttal of a Finding of No Commercially Useful Function.  Consistent with the provisions of 49 CFR, Part §26.55(c)(4)&(5), before the Engineer makes a final finding that no Commercially Useful Function has been performed by a DBE, the Engineer will coordinate transmittal of the presumptive finding through the Civil Rights Office to the Contractor, who will in-turn, notify the DBE.  The Contractor will provide the DBE the opportunity to provide rebuttal information.  The Contractor shall present the information to the Engineer.

The Engineer, together with the Civil Rights Office, will make a final determination on whether the DBE is performing a Commercially Useful Function.  Under no circumstances will the Contractor take any action with respect to the DBE until the final determination is made.  The Engineer's decisions on Commercially Useful Function matters are subject to review by the Department, but are not administratively appealable to the US DOT.

4.	Monthly Required Reporting.  On a monthly basis, the Contractor shall submit the Monthly Summary of Disadvantaged Business Enterprise Participation, Form 25A-336, to the Civil Rights Office.  Reports are due by the 15th of the following month.  Also attach copies of canceled checks or bank statements that identify payer, payee, and amount of transfer to verify payment information shown on the form.

5.	Removal of DBE Certification.  Should a DBE performing a Commercially Useful Function lose its DBE certification during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

The Contractor must still meet the DBE Utilization Goal by expending Good Faith Effort (Subsection 120-3.03, 2.) and either:

a.	Withdrawing the subcontract, purchase order or service agreement from the decertified DBE to replace it with a currently certified DBE for that same work or service; or

b.	Continuing with the subcontract, purchase order or service agreement with the decertified firm and finding other work not already committed to DBEs in an amount that meets the DBE Utilization Goal.

120-3.04 TERMINATION OF A DBE SUBCONTRACT.  In accordance with 49 CFR 26.53(f)(1) the Contractor shall not terminate a DBE subcontractor without the written consent of the DBE Liaison Officer.  This includes, but is not limited to, instances in which the Contractor seeks to perform work originally designated for a DBE subcontractor with its own forces or those of an affiliate, a non-DBE firm, or with another DBE firm.  The Contractor must give the DBE subcontractor written notice of an approved subcontract termination.

120-3.05 DEFAULT OF DBE.  If a DBE defaults on their obligation for any reason, the Contractor shall take immediate steps to retain the services of other DBEs to perform the defaulted work.  If the Contractor cannot obtain replacement DBE participation, the DBE Utilization Goal will not be adjusted.  However, the Engineer may consider the following criteria as satisfying that portion of DBE participation that cannot be replaced:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

2.	The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.03 for the defaulted work; or

3.	It is too late in the project to provide any real subcontracting opportunities for DBEs.

If a DBE firm defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding it.

120-4.01 DETERMINING DBE CREDIT.  The Contractor is entitle to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for Commercially Useful Function work performed by the DBE as determined by the Engineer.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	Credit for the Commercially Useful Function of a DBE prime contractor is 100 percent of the monies actually paid to the DBE under the Contract for creditable work and materials in accordance with 49 CFR 26.55.

2.	Credit for the Commercially Useful Function of a subcontractor is 100 percent of the monies actually paid to the DBE under the subcontract for creditable work and materials.

3.	Credit for the Commercially Useful Function of a subcontractor performing hauling/transportation is 100 percent of the monies actually paid to the DBE under the subcontractor for creditable work for those firms certified in the 100 percent credit category.  Leasing trucks from another DBE firm also qualifies for credit and must conform to the provisions of 49 CFR 26.55(d).  Credit for the Commercially Useful Function of a subcontractor performing hauling/transportation is 5 percent of the monies actually paid to the DBE under the subcontract for creditable work for those firms certified in the 5 percent credit category.

4.	Credit for the Commercially Useful Function of a manufacturer is 100 percent of the monies paid to the DBE for the creditable materials manufactured.

5.	Credit for the Commercially Useful Function of a regular dealer of a creditable material, product, or supply is 60 percent of its value.  The value is the actual cost paid to the DBE not to exceed the bid price for such item.

6.	Credit for the Commercially Useful Function of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5 percent of the cost of the procurement contract for the creditable item.

7.	Credit for the Commercially Useful Function of a broker performed by a DBE certified in a bonding or insurance category is limited to a reasonable brokerage fee, not to exceed 5 percent of the premium cost.

8.	Credit for the Commercially Useful Function of a joint venture (JV) either as the prime contractor or as a subcontractor may not exceed the percent of the DBE's participation in the JV agreement, as certified by the Civil Rights Office.  The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 ACHIEVEMENT OF DBE GOALS.  Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A-325C as scheduled or fails to submit proof of payment, requested documentation, or otherwise cooperate with a DBE review or investigation, the Department will consider this to be unsatisfactory work.  If the Contractor fails to utilize Good Faith Effort to replace a DBE, regardless of fault (except for Subsection 120-3.05 item 3), the Department will also consider this unsatisfactory work.  Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06.

S97-030512

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-3.01 GENERAL.  Add the following:

The Engineer will designate the clearing limits with survey flagging and stakes.  Timber with a 5 inch diameter or larger at breast height shall be cut into 8 foot lengths, de-limbed, and stacked at locations approved by the Engineer for public removal.  These locations shall be adjacent to the nearest side street or other approved site which does not create a traffic hazard due to lack of adequate parking for the public.  The Department will notify the public of the availability of the timber once it has been stacked.  Contractor, schedule the clearing and grubbing work to provide a two week period for the public to access each area of the project where timber is available a minimum of two weeks prior to completing the clearing and grubbing work for each area.  The Contractor shall dispose of the timber left by the public after the two week time period.

The Contractor shall perform the work necessary to preserve and/or restore land monuments and property corners from damage.  A land monument or property corner that is disturbed shall be restored according to Section 642 at the Contractor’s expense.  An undisturbed area five feet in diameter may be left around existing monuments and property corners.  A list of land monuments and property corners is shown on the Right of Way maps.

CR107-061004

Add the following:

Clearing and grubbing is not permitted within the migratory bird window of May 1 to July 15; except as permitted by Federal, State and local laws and approved by the Engineer.

CR2011-033012

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 DESCRIPTION.  Add the following:

This work shall also include the abandonment of existing storm sewer pipe and manholes.

Items shown in the Plans as Removal of Structures and Obstructions are to be removed prior to construction activities and reinstalled after installation of the facility.

202-2.01 MATERIALS.  Add the following:

| Concrete | Section 501 (Class A) |
| --- | --- |
| Reinforcing Steel | Section 503 |
| Flowable Grout | Subsection 701-2.04 |
| Galvanizing | Subsection 716-2.07 |
| Wood Posts | Construction grade, 6 x 6 inch nominal dimension S4S Douglas Fir, Hem-Fir, Western Larch, Western Hemlock, Mountain Hemlock or Southern Pine meeting Standard Grading and Dressing Rules, West Coast Lumber Inspection Bureau. Treat the posts according to Section 714. |

202-3.01 GENERAL.  Add the following:

The removal of buildings, foundations, and structures shall include removal of utility lines, sidewalks, and other attached appurtenances.

Prior to commencement of work, the Contractor and the Department shall make a joint inspection of the physical and operational condition of each piece of equipment specified in the Plans for removal and shall note, in writing, the materials transferred to the Contractor’s care and defects in said equipment.

Damage to or loss of equipment and materials after the date of their transfer to the Contractor shall be repaired or replaced at the Contractor’s expense.

The Contractor shall temporarily remove and relocate existing structures to areas shown on the Plans or as directed.  Contractor shall remove and temporarily disable all structures, utilities, piping, and appurtenances necessary to relocate the obstruction and install the new facility.  Contractor shall re-install items to the existing location and grades.

During Project construction, CEA and ACS will abandon existing service lines to the Flight Planning Structure and reestablish service lines once construction is complete.  Follow the procedures given in subsection 105-1.06 “Cooperation with Utilities.”

Remove and salvage utility equipment without damage.  Replace at your expense any of the above mentioned utility equipment including electrical and telephone wiring that has been damaged or destroyed by your operations.

Furnish and install all necessary materials and equipment including new tap wires, fused disconnect kits, anchor bolts, nuts, washers, and concrete as required to complete the reinstallation.  You may elect to use new equipment if you determine that it will be more cost effective than reusing the old equipment called for in the Plans.

Install new foundation for the Light Pole and the Control Panel according to subsection 660-3.02 “Foundations.”

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS, AND CURBS.  Add the following:

Removed pavement material, including sidewalks and curbs, is the property of the Contractor.  Handle and transport materials according to the Alaska Department of Environmental Conservation (DEC) regulations.  Store materials at a Contractor DEC approved site.

Removed pavement, sidewalks, and curbs may be used for embankment construction if it is not exposed at the completed embankment surface.  Maximum allowable dimension of broken materials is 6 inches.  The use of pavement, sidewalk, and curb in the embankment requires written approval and direction for use from the Engineer.

Dispose of removed pavement, sidewalks, and curbs not wanted by the Contractor and not used in the project, according to Subsection 3.09.

CR2022-010610

Add the following Subsection 3.09.

202-3.09 DISPOSAL OF PAVEMENT, SIDEWALKS, AND CURBS.

Pavement planing materials not being used in the project, stored at a Contractor DEC approved site, provided to the local DOT Maintenance and Operations Yard, or disposed of at a previously approved DEC disposal site require a DEC Solid Waste Disposal Permit.

Disposal sites shall be outside the project limits unless directed otherwise, in writing, by the Engineer.  Obtain written consent from the property owner.  Dispose of solid waste materials, pavement, sidewalk, and curb (including handling, transporting, storing and disposing) according to the Alaska Department of Environmental Conservation (DEC) Regulations.

A DEC Permitting Officer in Anchorage may be contacted at (907) 269-7590.

CR2021-010610

Add the following Subsection 3.10.

202-3.10 ABANDON EXISTING SANITARY OR STORM SEWER PIPE.

Clean and flush the abandoned sanitary or storm sewer piping. Fill the piping, from end to end, solid with Flowable Grout. Submit to the Engineer, for review and approval, a plan for filling the piping inclusive of a schedule, methods, materials, and equipment. Also, include a method to confirm the pipe is being filled solid, without voids.

Add the following Subsection 3.11.

202-3.11 ABANDON EXISTING SANITARY OR STORM SEWER MANHOLE.

Abandonment of sanitary or storm sewer manhole shall not be performed until all connecting sanitary or storm sewer mains have been abandoned with Flowable Grout.  Remove and dispose existing frame, cover, and grade rings at the ANC Field Maintenance Facility.  Dispose reducing slab off ANC property.  Provide weep holes.  Backfill and compact the barrel with material as shown in the Plans.  Use aggregate base course within paved areas to match the existing bottom of pavement.  Place hot mix asphalt to match the existing thickness in paved areas and topsoil and seed in non-paved.

Add the following Subsection 3.12.

202-3.12 REMOVE AND RESET BOLLARD.

Field locate existing bollards prior to construction and reset in same location after installation of storm sewer conduit.  Base support type for existing bollards is unknown.  Contractor shall match existing base support type when bollards are reset.

202-5.01 BASIS OF PAYMENT.  Add the following:

Acquiring a solid waste disposal permit from DEC is subsidiary to 202 Pay Items.

Removal of drop connection piping and appurtenances shall be incidental to Pay Item 202(4) Removal of Culvert Pipe.

Add the following:

Pay Item No.	Pay Item	Pay Unit

202(13)	Abandon Existing Sanitary or Storm Sewer Pipe	Cubic Yard

202(14)	Abandon Existing Sanitary or Storm Sewer Manhole	Each

52365/52412-022912

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01 DESCRIPTION.  Add the following:

Ditch linear grading shall consist of the final shaping of designated ditches and slopes for drainage by grading with a small dozer, motor grader, or other suitable means approved by the Engineer.

CR20-022603

Add the following:

This work includes contaminated material testing, excavation of contaminated material, and water sampling for contaminated materials encountered during construction performed by Contractor and by utility relocation work described in Section 105.

Add the following Subsections:

203-3.07 WATER SAMPLING.  If the water table is encountered during excavation of a contaminated material area, the Contractor will be required to retain an independent test laboratory to collect water samples from the water table at the locations directed by the Engineer.  Samples shall be tested, or stored for future testing at the Engineer’s option, according to the appropriate current EPA test methods.  Samples not tested by project completion may be disposed.  Transmit the results in writing directly to the Engineer.

During excavation, samples shall be taken and tested at intervals as directed by the Engineer (ie: hourly, daily, or weekly) depending on the adjacent operation.  After completion of the work final samples shall be obtained and tested.

203-3.08 CONTAMINATED MATERIAL TESTING.  This work shall consist of testing soils for contaminants.  Each truckload of soil imported from a suspected site or other location at the direction of the Engineer shall be examined for contamination.

According to Subsection 203-3.09, Excavation of Contaminated Material, the Contractor shall retain an independent test laboratory to conduct the following tests:

- Field Tests

- Organic Vapor Analyzer (OVA) Analysis

- Visual Analysis (Petroleum Odor)

- Laboratory Tests

- Volatile Aromatic Hydrocarbons

- Total Petroleum Hydrocarbons

The Contractor shall obtain the services of a hazardous waste professional to conduct field testing using an organic vapor analyzer (OVA) or equivalent equipped with a photoionizing detector (PID), or other approved DEC instrument.  The Contractor shall submit the name of the hazardous waste professional to the Engineer at the preconstruction conference.  The hazardous waste professional shall be available at all times hauling is in progress to conduct the required field tests.

The hazardous waste professional shall sample and test according to standard DEC approved testing procedures.  If an OVA response indicates the presence of any contamination, the soils will have failed the test and will be designated as contaminated.  If no response is observed, the soil will be examined for odor.  If a petroleum odor is detected, the soils will fail the test and will be designated as contaminated.  If no petroleum odor is detected, the soil will be considered to have passed field criteria.

The hazardous waste professional shall be responsible for ensuring soils exhibiting an OVA response that indicate the presence of any contamination, or soils exhibiting characteristics of fuel contamination (i.e. odor, sheen, or stain), are identified to the Engineer.

Contaminated material will not be accepted for borrow and shall be immediately removed from the site.

The OVA will be calibrated at the beginning and end of each day and after every four (4) hours of use.

203-3.09 EXCAVATION OF CONTAMINATED MATERIAL.  This work shall consist of removing and disposing of fuel contaminated soils encountered during the excavation.  Disposal of fuel contaminated soils shall be at a location approved by the Engineer.

- Determining Limits of Contaminated Soil.  Two sites are identified as potentially containing contaminated soil and/or water in the February 6, 2012 Phase II Environmental Site Assessment: 3830 Old International Airport Road (Lot 7) & 4305 Old International Airport Road (Lot 1).  The exact limits of potential contaminated soil within the excavation cannot be determined until the material is exposed.  Once exposed, the soil shall be tested according to Subsection 203-3.08, Contaminated Material Testing.  Testing will verify the contamination levels in the soils and determine if the soils can be disposed of as unclassified excavation or if they will require special handling.  Soils that have a response from photoionizing detector or equivalent instrument of 1 part per million or more above background are considered to be “contaminated” and will require special handling and shall be disposed of according to this Subsection.

- Worker Health and Safety.  Before the excavation of any soils identified as contaminated, the Contractor shall assure the personnel working in the area of potential contamination have received the State of Alaska, Department of Labor, Health and Safety Training.  The Contractor shall provide the Engineer a list of the personnel and subcontractors that will be working within the area identified as being potentially contaminated.

The Contractor shall notify personnel and subcontractors, before their begin work at the site, they will be working in an area identified as being potentially contaminated with petroleum fuel.

- Contaminated Soil Removal and Segregation.  In the event the Contractor must stockpile contaminated soil, a liner, cover and temporary fencing will be required.

The size and location of the liner shall be as approved by the Engineer.  The Contractor shall cover and secure the stockpile at the end of each work day.  The Contractor shall be responsible for removal of the stockpile liner, safety fence, and cover once the fuel contaminated soil is removed.

The method of disposal shall be according to Department of Environmental Conservation guidelines for reducing BTEX or TPH in soils.   Additional testing required at the disposal site shall be done according to Subsection 203-3.08, Contaminated Material Testing, unless otherwise directed by the Engineer.

Before the Contractor backfilling the excavation, random samples from the excavation (bottom and sides) shall be taken for confirmation testing.  Backfill within the limits of planned excavation shall meet the requirements for the item of work involved.  Backfill outside plan excavation limits shall meet the requirements of Select Material, Type C or better.

- Responsibility.   With respect to preexisting hazardous substances or contaminated materials in the project area, nothing in this contract is intended to impose upon the Contractor, or to require the Contractor to assume, the status under state or federal environmental law of a facility owner or operator, or an owner or generator of those preexisting hazardous substances or contaminated materials.  The Contractor is advised, however, the Contractor shall assume the responsibility to obtain administrative approvals and to coordinate the activities with the Department of Environmental Conservation and/or any federal agency having jurisdiction, to carefully abide by the applicable laws, regulations, and the terms of any administrative approvals, and to otherwise use environmentally sound management practices such that the Contractor does not, as a result of its own actions, become a facility owner or operator, or an owner or generator of hazardous substances by reason of an unpermitted release of hazardous substances.

52365/52412-031112

203-4.01 METHOD OF MEASUREMENT.  Add the following:

Unclassified excavation will not be measured and shall be subsidiary to other items of work.

52365/52412-031112

Add the following:

8.	Item 203(27).  Measurement of ditch linear grading, whether flat bottom or “V” ditch, will be measured for payment by the station along the center of the ditch for each ditch so designated, constructed, and accepted by the Engineer.

CR20-022603

Add the following:

Item 203(31), Contaminated Material Testing and Special Handling, will be measured for payment on a time and materials basis according to Subsection 109-1.05, Compensation for Extra Work on Time and Materials Basis.  Backfilling within the plan excavation limits will not be measured for payment but will be subsidiary to the respective items of work.  Backfilling outside plan excavation limits will be measured for payment as embankment construction.

Water sampling and contaminated material testing shall be reimbursed based on paid receipts for the authorized sampling and testing.

Providing a hazardous waste professional to test for contaminated soils will not be measured for payment.  Testing soils to determine contamination will be measured for payment under Item 203(31), Contaminated Material Testing and Special Handling.

52365/52412-031112

203-5.01 BASIS OF PAYMENT.  Add the following:

When item 203(3), Unclassified Excavation does not appear in the bid schedule, unclassified excavation required to complete other items of work is subsidiary.

52365/52412-031112

Payment for ditch linear grading will be full compensation for furnishing equipment, labor, tools, and incidentals to provide the preparation, excavation and shaping necessary to complete the work.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

203(27)	Ditch Linear Grading	Station

CR20-022603

Add the following:

Payment for authorized water sampling and contaminated material testing will be made on the receipts for authorized tests plus 15 percent, and shall be considered full compensation for the labor, equipment, and materials required to obtain samples and have tests performed.  A change order will not be required to initiate water sampling or contaminated material testing.

Excavating and disposing of fuel contaminated soil will be paid under Item 203(31), Contaminated Material Testing and Special Handling.  The Contractor will be paid on a time and materials basis for authorized Work according to Subsection 109-1.05.  Backfilling within plan excavation limits will be paid for under the items of work involved at the prices bid for that work.  Backfilling outside plan excavation limits will be paid for as embankment construction according to this Section.

No separate payment will be made for providing the hazardous waste professional; this will be subsidiary to Item 203(31), Contaminated Material Testing and Special Handling.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

203(31)	Contaminated Material Testing and Special Handling	Contingent Sum

52365/52412-030212

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 MATERIALS.  Add the following to the first paragraph:

Use aggregate base course, grading D-1 (Subsection 703-2.03) for bedding of pipe arches and for pipe diameters 30 inches or greater as shown on Plans.  Use aggregate base course, grading D-2 (Subsection 703-2.03) for bedding of storm sewer conduit (force main) and temporary water main conduit as shown on Plans.

52365/52412-022912

Standard Modifications

204-3.01 CONSTRUCTION REQUIREMENTS.  In the first sentence of paragraph four, delete:

“bedding and”

E37-012707

Special Provisions

Add the following after the third paragraph:

Excavation, bedding, backfill, and compaction for culverts outside the roadbed may be visually inspected and approved by the Engineer.

CR204-020608

204-4.01 METHOD OF MEASUREMENT.  Replace 204-4.01 with the following:

Structural excavation will not be measured and shall be subsidiary to other items of work.

204-5.01 BASIS OF PAYMENT.  Delete the third paragraph and replace with the following:

When item 204(1), Structure Excavation does not appear in the bid schedule, structure excavation required to complete other items of work is subsidiary.

52365/52412-030212

SECTION 301

AGGREGATE BASE AND SURFACE COURSE

Special Provision

301-2.01 MATERIALS.  Add the following after the first sentence:

Recycled Asphalt Material (RAM) may be substituted for aggregate base course, inch for inch, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 1.5 inch sieve and 95-100 percent by weight passing the 1 inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| Sieve | Percent Passing by Weight |
| --- | --- |
| 1 inch | 100 |
| 3/4 inch | 70 – 100 |
| 3/8 inch | 42 – 90 |
| No. 4 | 28 – 78 |
| No. 16 | 11 – 54 |
| No. 50 | 5 – 34 |
| No. 100 | 3 - 22 |
| No. 200 | 2 – 12 |

3.	The asphalt content shall be 2.5 – 5.0 percent by weight of the RAM.

CR176-012407

Add the following:

Recycled Asphalt Material (RAM) will not be allowed as a substitute for aggregate base course when used as pipe bedding.

52365/52412-030212

301-3.03 SHAPING AND COMPACTION.  Add the following:

If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be determined by control strip method ATM 412.  Use a test strip with a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 80 psi ( 5 psi) and the roller shall have a minimum operating weight per tire of 3,000 pounds.

301-5.01 BASIS OF PAYMENT.  Add the following:

Recycled asphalt material substituted for aggregate base course will be paid for as Item 301(1) Aggregate Base Course, at the unit price shown in the bid schedule for that Item.

CR176-012407

Add the following pay item:

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

301(1A)	Aggregate Base Course, Grading D-1	Ton

301(1B)	Aggregate Base Course, Grading D-2	Ton

52365/52412-030212

Add the following Section:

SECTION 309

RECYCLED ASPHALT SURFACE COURSE

309-1.01 DESCRIPTION.  This item shall consist of placing recycled asphalt pavement (RAP) to be used as Surface Course.  The material shall be processed to meet the gradation requirements outlined below.

Recycled Asphalt Material (RAM) may be substituted for aggregate base course, inch for inch, if the following conditions are met:

309-2.01 MATERIALS.  Recycled Asphalt pavement shall meet the following gradation requirements:

TABLE 309-1

RECYCLED ASPHALT SURFACE COURSE GRADATION REQUIREMENTS

| Sieve | Percent Passing by Weight |
| --- | --- |
| 2 inch | 100 |
| 1 inch | 90 – 100 |

309-3.01 CONSTRUCTION METHODS.

1.	Placement.  The recycled asphalt surface course shall be formed in a single layer at the locations and thickness as shown on the drawings.  The material shall be bladed until a smooth uniform surface is obtained.

2.	Furnishing and Compacting.  After spreading, the recycled asphalt material shall be thoroughly compacted by rolling.  Density acceptance shall be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds per vibration and a minimum frequency of 1,000 vibrations per minute.  The optimum density will be determined by the Contractor using a nuclear densimeter gauge to monitor the test strip subject to approval by the Engineer.

After rolling, the interstices of the material should be reached to a minimum.  Blading and rolling shall be done alternately, as required or directed, to obtain a smooth, even and uniformly compacted based.  The course shall not be rolled when the underlying course is soft or yielding or when the rolling causes undulation in the recycled asphalt surface course.

3.	Protection.  Work on the recycled asphalt surface course shall not be performed during freezing temperatures or when the subgrade is wet or when rain is expected.  Hauling equipment may be routed over completed portions of the surface course, provided no damage results.  The Engineer shall have authority to stop operations over completed or partially completed sections of recycled asphalt surface course when, in his opinion, damage is occurring.  The Contractor at his own expense shall repair any damage to the surface course resulting from routing equipment over it.

309-4.01 METHOD OF MEASUREMENT.  Measurement of recycled asphalt surface course shall be the number of tons of material placed, compacted and accepted in the completed recycled asphalt surface course.  Each load of material shall be weighed at a certified scale immediately prior to placement on the job, and each load shall have a certified weight ticket.

309-5.01 BASIS OF PAYMENT.  Payment shall be made at the unit price, which shall be full compensation for furnishing all labor, equipment, and tools necessary to complete the Work described in this Section.

Extension of existing culvert may be required to facilitate driveway construction.  This work shall be subsidiary to pay item 309(1).

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

309 (1)	Recycled Asphalt Surface Course	Ton

52365/52412-030212

Special Provisions

Replace Section 401 with the following:

SECTION 401

HOT MIX ASPHALT AND SURFACE TREATMENTS

401-1.01 DESCRIPTION. Construct one or more layers of plant-mixed Hot Mix Asphalt (HMA) pavement on an approved surface, to the lines, grades, and depths shown in the Plans.

1.	In this Section, HMA refers to Type I, II, III and IV.

a.	Temporary Asphalt Pavement:  HMA, Type II, Class B, minimum.

b.	Preleveling/Leveling Course:  HMA, Type IV, Class B.

c.	Use of Recycled Asphalt Pavement (RAP) is not permitted in HMA, except RAP may be used in HMA, Type II, Class B.

d.	Warm Mix Asphalt (WMA) is not permitted in HMA.

MATERIALS

401-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN (JMD). Design the JMD according to the Alaska Test Manual (ATM) 417 using the design requirements of Table 401-1.

TABLE 401-1

hMA Design Requirements

| DESIGN PARAMETERS | CLASS “A” | CLASS “B” |
| --- | --- | --- |
| HMA (Including Asphalt Cement) |  |  |
| Stability, Pounds | 1800 Min. | 1200 min. |
| Flow, 0.01 Inch | 8 – 14 | 8 - 16 |
| Voids in Total Mix, % | 3 - 5 | 3 – 5 |
| Compaction, Number of Blows Each Side of Test Specimen | 75 | 50 |
| Asphalt Cement |  |  |
| Percent Voids Filled with Asphalt Cement (VFA) | 65 - 75 | 65 - 78 |
| Asphalt Cement Content, Min. % @ 4% VTM | 5.0 | 5.0 |
| Dust-Asphalt Ratio* | 0.6 - 1.4 | 0.6 - 1.4 |
| Voids in the Mineral Aggregate (VMA), %, Min. |  |  |
| Type I | 12.0 | 11.0 |
| Type II | 13.0 | 12.0 |
| Type III, IV | 14.0 | 13.0 |
| Rut Index, Max., ATM 419 | 6 | - |

*Dust-asphalt ratio is the percent of material passing the No. 200 sieve divided by the percent of effective asphalt cement.

The JMD will specify the Target Values (TV) for gradation, the TV for asphalt cement content, the Maximum Specific Gravity (MSG) of the HMA, the additives, and the allowable mixing temperature range.

Target values for gradation in the JMD must be within the broad band limits shown in Table 703-3, for the Type of HMA specified.  For acceptance testing, HMA mixture will have the full tolerances in Table 401-2 applied.  The tolerance limits will apply even if they fall outside the broad band limits shown in Table 703-3, except the tolerance limit of the No. 200 sieve is restricted by the broad band limits.  Tolerance limits will not be applied to the largest sieve specified.

Do not mix HMA produced from different plants for testing or production paving.  HMA from different plants will be rejected.

Submit the following to the Engineer at least 15 days before the production of HMA:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the JMD, gradations for individual stockpiles with supporting process quality control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-3 for each Type of HMA specified in the Contract.

2.	Representative samples of each aggregate (coarse, intermediate, fine, and blend material and mineral filler, if any) in the proportions required for the proposed mix design. Furnish a total of 500 pounds of material.

3.	Five separate 1-gallon samples of the asphalt cement proposed for use in the HMA.  Include name of product, manufacturer, test results of the applicable quality requirements of Subsection 702-2.01, manufacturer's certificate of compliance according to Subsection 106-1.05, a temperature viscosity curve for the asphalt cement or manufacturer's recommended mixing and compaction temperatures, and current Material Safety Data Sheet.

4.	One sample, of at least 1/2 pint, of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Material Safety Data Sheet.

The Engineer will evaluate the material and the proposed gradation using ATM 417 and the requirements of Table 401-1 for the appropriate Type and Class of HMA specified.  The mix, the materials and proposed gradation meeting the specification requirements will become part of the Contract when approved, in writing, by the Engineer.

The Engineer has the option to require further verification of the JMD.  Evaluation of the JMD may be included in the Process Quality Controls, Supplemental Process Quality Controls, Subsection 401-2.05, Test Strip construction.

FAILURE TO MEET SPECIFICATION REQUIREMENTS

Submit a new JMD with changes noted and new samples in the same manner as the original JMD when:

	The results do not achieve the requirements specified in Table 401-1

	The asphalt cement source is changed

	The source of aggregate, aggregate quality, gradation, or blend ratio is changed

	The results of a Test Strip do not meet the requirements of the specification – the Engineer may require a new JMD.

Do not produce HMA for production paving and payment before the Engineer provides written approval of the JMD, the original or a new replacement JMD.  If a Test Strip(s) is required, do not produce HMA for production paving and payment before the Engineer provides written approval of the Test Strip construction, construction process, the materials, and the JMD, Subsection 401-2.05.

Payment for HMA will not be made until the new JMD and the Test Strip, when required, is approved.  Approved changes apply only to HMA produced after the submittal of changes.

The Engineer will assess a fee for each mix design subsequent to the approved Job Mix Design.  The fee will be included under Item 401(6) Asphalt Price Adjustment – Quality.

401-2.02 AGGREGATES. Conform to Subsection 703-2.04.

Use a minimum of three stockpiles for crushed HMA aggregate (coarse, intermediate, and fine).

401-2.03 ASPHALT CEMENT. Conform to 702-2.01.  If not specified, use PG 52-28.

Provide test reports for each batch of asphalt cement showing conformance to the specifications in Section 702 before delivery to the project.  Require that the storage tanks used for each batch be noted on the test report, the anti-strip additives required by the mix design be added during load out for delivery to the project, and a printed weight ticket for anti-strip is included with the asphalt cement weight ticket. The location where anti-strip is added may be changed with the written approval of the Engineer.

Furnish the following documents at delivery:

1.	Manufacturer’s certificate of compliance (Subsection 106-1.05).

2.	Conformance test reports for the batch (provide prior to delivery as noted above).

3.	Batch number and storage tanks used.

4.	Date and time of load out for delivery.

5.	Type, grade, temperature, and quantity of asphalt cement loaded.

6.	Type and percent of anti-strip added.

401-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM 414 and included in the approved JMD.  At least 70% of the aggregate must remain coated when tested according to ATM 414.  A minimum of 0.25% by weight of asphalt cement is required.

401-2.05 PROCESS QUALITY CONTROL.  Sample and test materials for quality control of the HMA according to Subsection 106-1.03.  Submit to the Engineer, with the JMD, a documentation plan that will provide a complete, accurate, and clear record of the sampling and testing results.  When directed by the Engineer, make adjustments to the plan and resubmit.

Submit a paving and plant control plan at the pre-paving meeting to be held a minimum of 5 working days before initiating paving operations.  Address the sequence of operations and joint construction.  Outline steps to provide product consistency, to minimize segregation, to prevent premature cooling of the HMA and to provide the mat and longitudinal density required by these specifications.  Include a proposed quality control testing frequency for gradation, asphalt cement content, and compaction.

Failure to perform quality control forfeits the Contractor’s right to a retest under Subsection 401-4.02.

Provide copies of the documented sampling and testing results no more than 24 hours from the time taken.

SUPPLEMENTAL PROCESS QUALITY CONTROL

The Engineer has the option to require supplemental process quality controls including additional sampling and testing.  Include the supplemental process quality controls in the documentation plan.

When directed by the Engineer:  provide “Density Profiles” and or “Test Strips.”

1.	Density Profiles.  Provide density profile testing, with a nuclear density gauge, of the mat and longitudinal joints.  Include the frequency of the test groups, configuration of the test groups for mat density and joint density individually or combined.  Indicate the number of tests in a test group intended to confirm the density of the mat and joints.

Locations that may require testing include:  all lanes on bridge decks, adjacent to longitudinal joints, areas where segregation is visible, thermal segregation potential exists, where mat density is lower than the minimum (considered segregated), and the paver starts/stops.  The Engineer will identify these and other areas that require density testing.

2.	Test Strips.  Construct test strips (ATM 412) using the approved job mix HMA a minimum of 5 working days prior to planned production paving, except use the proposed JMD when the test strip is being constructed to help evaluate the JMD as part of the mix performance analysis.  Submit a proposed test strip location to the Engineer for coordination, and approval; include in the process control documentation plan.  The Engineers approval and written authorization of the location, date, and time, is required before construction of a test strip.

Establish roller patterns and the number of passes required to assure that proper placement and compaction is achieved.  The test strip shall include no less than 300 tons and no more than 1000 tons, except as may be authorized, in writing, by the Engineer.  The full complement of the paving train will be on site to receive instructions from the Engineer as needed to complete the mix performance analysis.  Make the equipment available for inspection as required by Subsection 401-3.02.  Provide an onsite process control representative with authority to modify mix components as instructed by the Engineer.

Payment for Test Strips:  Subsection 401-5.01 Basis of Payment and as noted here.

a.	Approved.  Test strip construction and material, approved by the Engineer in writing, as meeting the specification requirements will be paid for at the Contract unit prices.  Price adjustments will not be included for quality, unit price, or other.

b.	Failed.  The Engineer may direct the Contractor to remove and dispose of test strips not meeting specification requirements.  Contractor, construct a new test strip or return the surface materials and grade to their original condition as directed by the Engineer.  The materials, construction of, removal and disposal of a failed test strip will be at the Contractor’s expense.

Only after the Engineer approves the test strip may HMA be produced for production paving and payment.

CONSTRUCTION REQUIREMENTS

401-3.01 WEATHER LIMITATIONS.  Do not place the HMA on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mix.  Do not place HMA unless the roadway surface temperature is a minimum of 40 F or warmer.  HMA Type II, Class A - Do not place mix after September 15 unless approved by the Engineer in writing.

401-3.02 EQUIPMENT, GENERAL.  Use equipment in good working order and free of HMA buildup.  Make equipment available for inspection and demonstration of operation a minimum of 24 hours before placement of production HMA, except when a test strip is required, 24 hours before placement of the test strip HMA.

401-3.03 ASPHALT MIXING PLANT.  Meet AASHTO M 156. Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the calibration data to the Engineer at least 4 hours before HMA production.  Provide daily burner charts to the Engineer showing start/stop times and temperatures.

Provide a scalping screen at the asphalt plant to prevent oversize material or debris from being incorporated into the HMA.

Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3-way valve) for sampling asphalt cement.

Provide aggregate and asphalt cement sampling equipment meeting OSHA safety requirements.

401-3.04 HAULING EQUIPMENT.  Costs associated with Subsection 401-3.04 are subsidiary to Section 401 Pay Items.

Vehicles/Equipment.  Haul HMA in trucks with tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, lime water solution, or an approved manufactured asphalt release agent.  Do not use petroleum fuel as an asphalt release agent.

During HMA hauling activities, the hauling vehicle will have covers attached and available for use.  Be prepared to demonstrate deployment of the cover when hauling material or empty.  Illustrate the efficiency of deployment and how the materials are protected from the environment and the environment is protected from the materials.  When directed by the Engineer cover the HMA in the hauling vehicle(s).

Roadway Maintenance.  Daily inspect, remove/clean, and dispose of project materials deposited on existing and new pavement surfaces(s) inside and outside the project area including haul routes.

The inspection plan and method of removal/cleaning and disposal shall be submitted in writing to the Engineer and approved by the Engineer 5 days before initiating paving operations.  Include alternatives, options to immediately correct deficiencies in the inspection plan and methods of removal/cleaning and disposal that may be discovered as the work is being performed.

The Engineer may require the Contractor to include a vehicle/equipment cleaning station(s), to be added at the project site and or at the plant, in the basic plan or as one of the corrective alternatives/options.  At a minimum, the cleaning station will include the materials and means to:

(1)	Spray truck tires with an environmental degradable release agent if mix adheres to tires before dumping in front of the paver.

(2)	Clean off loose mix from gates, chains, and tires that might fall on the pavement of the haul route.

(3)	Contain, collect and disposal of (1) and (2).

The Contractor is responsible for the inspection plan, the means, and methods used for removal/cleaning and disposal of fugitive materials/debris.  The Contractor is responsible for the damage as a result of not removing these materials (to the roadway material and the users and others) and the damage to the roadway materials from the removal method(s).  Approval does not change the Contractor's responsibility, nor add responsibility to the Department for this work.

Repair damage to the existing roadway materials (asphalt type) as a result of the fugitive materials or their removal as specified in Subsection 401-3.16 Patching Defective Areas.

401-3.05 ASPHALT PAVERS.  Use self-propelled pavers equipped with a heated vibratory screed.  Control grade and cross slope with automatic grade and slope control devices.  Use an erected string line, a 30-foot minimum mobile stringline (ski), or other approved grade follower, to automatically actuate the paver screed control system.  Use grade control on either (a) both the high and low sides or (b) grade control on the high side and slope control on the low side.

Equip the paver with a receiving hopper having sufficient capacity for a uniform spreading operation and a distribution system to place the HMA uniformly in front of screed.

Use a screed assembly that produces a finished surface of the required smoothness, thickness, and texture without tearing, shoving, or displacing the HMA.

Equip the paver with a means of preventing segregation of the coarse aggregate particles from the remainder of the HMA when carried from the paver hopper back to the augers.  Use means and methods approved by the paver manufacturer.  Means and methods may consist of chain curtains, deflector plates, or other similar devices or combination of devices.  When required by the Engineer, provide a Certificate of Compliance that verifies the means and methods required to prevent segregation are being used.

The use of a “Layton Box” or equivalent towed paver is allowed on bike paths, sidewalks, and driveways.

401-3.06 ROLLERS.  Use both steel-wheel (static or vibratory) and pneumatic-tire rollers.  Avoid crushing or fracturing of aggregate.  Use rollers designed to compact HMA mixtures and reverse without backlash.

Use pneumatic rollers to compact the prelevel/leveling course.

All rollers shall have an attached infrared thermometer that measures and displays the surface temperature to the operator.

Use fully skirted pneumatic-tire rollers having a minimum operating weight of 3000 pounds per tire.

401-3.07 PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces conforming to the Plans and Specifications. Before applying tack coat to an existing paved surface, clean loose material from cracks for the depth of the cracks.  Fill the cleaned cracks, wider than 1 inch, with an approved HMA tamped in place.  Wash and or sweep the paved surface clean and free of loose materials.

Preparation of a milled surface:

	Prelevel remaining ruts, pavement delaminations, or depressions having a depth greater than 1/2 inch with HMA, Type IV.  Compact the prelevel/leveling course using pneumatic-tire rollers.  The Engineer’s approval of the material and material installation is required.  The Engineer will inspect the material and material installation.  Correct material and material installations identified by the Engineer as required by the Engineer for approval.  Density testing is not required for the leveling course (prelevel) material, material installation.

	Where the planing equipment breaks through existing pavement, remove 2 inches of existing base material depth and replace with HMA, Type II, Class B.  Cold mix HMA prohibited.

During the planing operation, notify the Engineer of pavement areas that may be thin or unstable.

Do not apply the tack coat material until the Engineer approves the existing surface including, not limited to; the existing paved surface, the milled surface, and a prior layer of HMA pavement.

Before placing the hot asphalt mix, apply tack coat material (Section 702) as specified here and in Section 402.  Uniformly coat contact surfaces of curbing, gutters, sawcut pavement, cold joints, manholes, and other structures with tack coat material.  Allow tack coat to break before placement of HMA on these surfaces.

401-3.08 PREPARATION OF ASPHALT. Provide a continuous supply of asphalt cement to the asphalt mixing plant at a uniform temperature, within the allowable mixing temperature range.

401-3.09 PREPARATION OF AGGREGATES. Dry the aggregate so the moisture content of the HMA, sampled at the point of acceptance for asphalt cement content, does not exceed 0.5% (by total weight of mix), as determined by WAQTC FOP for AASHTO T 329.

Heat the aggregate for the HMA to a temperature compatible with the mix requirements specified.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  HMA containing soot or fuel is unacceptable (Subsection 105-1.11).

401-3.10 MIXING.  Combine the aggregate, asphalt cement, and additives in the mixer in the amounts required by the JMD. Mix to obtain 98% coated particles when tested according to AASHTO T195.

For batch plants, put the dry aggregate in motion before addition of asphalt cement.

401-3.11 TEMPORARY STORAGE.  Silo type storage bins may be used, provided the characteristics of the HMA remain unaltered.  Changes in the JMD, visible or otherwise, are cause for rejection.  Changes may include:  visible segregation, heat loss, and the physical characteristics of the asphalt cement, lumpiness, or stiffness of the HMA or similar.

401-3.12 PLACING AND SPREADING.  Use asphalt pavers to distribute HMA, including leveling (preleveling) course and temporary HMA.  Place the HMA upon the approved surface, spread, strike off, and adjust surface irregularities.  The maximum compacted lift thickness allowed is 3 inches.

During placement, the Engineer, using an infrared camera, may evaluate the HMA surface immediately behind the paver for temperature uniformity.  Areas with temperature differences more than 25o F lower than the surrounding HMA may produce areas of low density.  Contractor shall immediately adjust laydown procedure to maintain a temperature differential of 25o F or less.  Thermal images and thermal profile data will become part of the project record and shared with the Contractor.

Use hand tools to spread, rake, and lute the HMA in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.

When the section of roadway being paved is open to traffic, pave adjacent traffic lanes to the same elevation within 24 hours.  Place approved material against the outside pavement edge when the drop off exceeds 2 inches.

When multiple lifts are specified in the Contract, do not place the final lift until lower lifts throughout that section, as defined by the Paving Plan, are placed and accepted.

Do not pave against new Portland cement concrete curbing until it has cured for at least 72 hours.

Do not place the final lift until curb and gutter, all types, are installed complete, except as approved by the Engineer.

Place HMA over bridge deck membranes according to Section 508 and the manufacturer's specifications.

401-3.13 COMPACTION. Thoroughly and uniformly, compact the HMA by rolling.  In areas not accessible to large rollers, compact with mechanical tampers or trench rollers.  Do not leave rollers or other equipment standing on HMA that has not sufficiently cooled to prevent indentation.

A mat area with density lower than 92% MSG is considered segregated and not in conformance with the requirements of the Contract.  The work shall be deemed unacceptable by the Engineer according to Subsection 105-1.11 unless, the Engineer determines that reasonably acceptable work has been produced as permitted in Subsection 105-1.03.

The density TV is 95% of the MSG, as determined by WAQTC FOP for AASHTO T 209.  The MSG of the JMD will be used for the first lot of each Type of HMA.  The MSG for additional lots will be determined from the first sublot of each lot.

Acceptance testing for density will be performed according to WAQTC FOP for AASHTO T 166/T 275 using a 6 inch diameter core.  (Acceptance testing for density of leveling course or temporary pavement is not required).

When directed by the Engineer, provide density profiles of the mat and longitudinal joints with a nuclear density gauge.  Deliver the results of density tests to the Engineer at the time of the testing, in writing in the format detailed in the Quality Control Plan Subsection 401-2.05.

401-3.14 JOINTS. Minimize the number of joints.  Do not construct longitudinal joints in the driving lanes unless approved by the Engineer in writing at the Pre-paving meeting.  Place and compact the HMA to provide a continuous bond, texture, and smoothness between adjacent sections of the HMA.

Remove to full depth improperly formed joints resulting in surface irregularities.  Before removing pavement, cut a neat, straight line along the pavement to be removed and the pavement to remain.  Use a power saw or other method approved by the Engineer.  Replace the removed asphalt with new HMA and thoroughly compact.

Form transverse joints by cutting back on the previous run to expose the full depth of the layer.  Saw cut the joint, use a removable bulkhead or other method approved by the Engineer.

Offset the longitudinal joints in one layer from the joint in the layer immediately below by at least 6 inches.  Align the joints of the top layer at the centerline or lane lines.  Where preformed marking tape striping is required, offset the longitudinal joint in the top layer not more than 6 inches from the edge of the stripe.

On the final lift, before paving against the longitudinal joint (completing the joint) uniformly coat the surface below the final lift with tack coat material conforming to Section 702.  Coat the vertical edge of pavement (including milled edges) with Crafco Pavement Joint Adhesive No. 34524, Deery Cold Joint Adhesive, or approved equal.  Apply a 1/8 inch thick band of joint adhesive over the cold mat according to manufacturer’s recommendations.

The Engineer shall evaluate the difference in elevation of the final surface of adjacent mats each side of the longitudinal joint, at the joint, with a straight edge and by requiring the Contractor to flood the joint surface with water.  The Engineer will determine where and how often to evaluate the joint.  All differences in the surface elevations greater than 1/8 inch or that pond water shall be repaired at no cost to the Department.  Heat the HMA pavement to be repaired with an infrared heater (310˚ F max) and roll flat or add HMA until the joint differential is within tolerance.

For the top layer of HMA, the minimum specification limit for longitudinal joint density is 91% of the MSG of the panel completing the joint.  Cut one 6 inch diameter core centered on the longitudinal joint at each location the panel completing the joint is cored for acceptance density testing.  Density will be determined according to WAQTC FOP for AASHTO T 166/T 275.

For areas that fail to achieve the prescribed joint density seal the surface of the longitudinal joints with Asphalt Systems GSB-78 or approved equal, while the HMA is clean, free of moisture, and before traffic marking.  Longitudinal joint sealing shall be according to the manufacturer’s recommendations and a maximum application rate of 0.15 gallons per square yard.  Apply the sealant at least 12 inches wide centered on the longitudinal joint.

Hot lapped joints formed by paving in echelon must be completed while the mat temperature is over 150F.  These joints do not need to be tacked and will not be measured or evaluated for joint density.

Longitudinal joints will be evaluated for acceptance according to Subsection 401-4.03.

401-3.15 SURFACE TOLERANCE.  The Engineer will test the finished surface after final rolling at selected locations using a 10 foot straightedge.  Correct variations from the testing edge, between any two contacts of more than 1/4 inch.

After completion of corrective work, the Engineer will measure the pavement surface in the driving lanes a second time for a smoothness price adjustment.  No measurements will be taken in turn lanes, intersections, ramps, and lane transitions, within 25 feet of the existing pavement or in areas where curb and gutter is left in place.

Smoothness will be measured in both wheel paths of each lane and reported as profilograph (Prl) results filtered with a 0.2 inch blanking band. Report PrI as a job average for all measured lanes, calculated to the nearest 0.1 inch.

Costs associated with meeting surface tolerances are subsidiary to the HMA pay item.

401-3.16 PATCHING DEFECTIVE AREAS.  Remove HMA that is contaminated with foreign material, is segregated (determined visually or by testing), flushing, or bleeding asphalt after compaction is completed or is in any way determined to be defective.  Do not skin patch. Remove defective HMA for the full thickness of the course.  Cut the pavement so that edges are vertical, the sides are parallel to the direction of traffic.  Coat edges with a tack coat meeting Section 402 and allow to cure.  Place and compact fresh HMA according to Subsection 401-3.13 to grade, and smoothness requirements.

Costs associated with patching defective areas are subsidiary to the HMA Pay Item.

401-4.01 METHOD OF MEASUREMENT.  Section 109 and the following:

1.	Hot Mix Asphalt.

a)	By weighing.  No deduction will be made for the weight of asphalt cement or anti stripping additive or cutting back joints.

b)	By the final HMA surface.

2.	Asphalt Cement.  By the ton, as follows.

Method 1:

Percent of asphalt cement for each sublot multiplied by the total weight represented by that sublot.  ATM 405 or WAQTC FOP for AASHTO T 308 will determine the percent of asphalt cement.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.  If no acceptance testing is required, the percent of asphalt cement is the target value for asphalt cement in the JMD.

Method 2:

Supplier's invoices minus waste, diversion and remnant.  This procedure may be used on projects where deliveries are made in tankers and the asphalt plant is producing HMA for one project only.

The Engineer may direct, at any time that tankers be weighed in the Engineer’s presence before and after unloading. If the weight determined at the project varies more than 1% from the invoice amount, payment will be based on the weight determined at the project.

Any remnant or diversion will be calculated based on tank stickings or weighing the remaining asphalt cement. The Engineer will determine the method. The weight of asphalt cement in waste HMA will be calculated using the target value for asphalt cement as specified in the JMD.

Method 1 will be used for determining asphalt cement quantity unless otherwise directed in writing.  The procedure initially used will be the one used for the duration of the project.  No payment will be made for any asphalt cement more than 0.4% above the optimum asphalt cement content specified in the JMD.

3.	Job Mix Design. When specified, Contractor furnished JMD(s) will be measured as one according to the HMA Class and Type.

4.	Temporary Pavement.  By weighing.  No deduction will be made for the weight of asphalt cement or anti-stripping additive.

5.	Preleveling/Leveling Course.  By weight or Lane-Station (12 foot width).  No deduction will be made for the weight of asphalt cement or anti stripping additive.

6.	Asphalt Price Adjustment – Quality.  Calculated by quality level analysis under Subsection 401-4.03.  Also included in the measurement are the fees and deductions specified in Subsection 401-2.01 and Subsection 401-4.02.

Asphalt Price Adjustment – Quality, does not apply to, and measurements will not be made for: 1) Leveling Course/Prelevel (rut repair) HMA, 2) Temporary HMA, 3) Approach HMA.

7.	Longitudinal Joint and Joint Adhesive.  By the linear foot of longitudinal joint.

401-4.02 ACCEPTANCE SAMPLING AND TESTING.  The total price adjustment is the sum of the individual lot price adjustments as determined in Subsection 401-4.03 Evaluation of Materials for Acceptance, and is included in Item 401(6) Asphalt Price Adjustment-Quality.  Penalties assessed are also included in Item 401(6).

A mat area of finished surfacing that is visibly segregated, has a lower density than specified (Subsection 401-3.13), fails to meet surface tolerance requirements, or is flushing asphalt cement is considered unacceptable according to Subsection 105-1.11.

HOT MIX ASPHALT

The quantity of each class and Type of HMA produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 5,000 tons.  The lot will be divided into sublots of 500 tons; each randomly sampled and tested for asphalt cement content, density, and gradation according to this subsection.  If the project has more than 1 lot, and less than 8 additional sublots have been sampled at the time a lot is terminated, either due to completion of paving operations or the end of the construction season (winter shutdown), the material in the shortened lot will be included as part of the prior lot.  The price adjustment computed, according to Subsection 401-4.03, for the prior lot will include the samples from the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1,500 tons and 5,000 tons, the Contract quantity will be considered one lot.  The lot will be divided into sublots of 500 tons and randomly sampled for asphalt cement content, density, and gradation according to this subsection except that a determination for outliers will not be performed.  HMA quantities of less than 300 tons remaining after dividing the Contract quantity into sublots will be included in the last sublot.  HMA quantities of 300 tons or greater will be treated as an individual sublot.  The lot will be evaluated for price adjustment according to Subsection 401-4.03 except as noted.

For Contract quantity of less than 1,500 tons (also for approaches and temporary pavement), HMA will be accepted for payment based on the Engineer's approval of a JMD and the placement and compaction of the HMA to the specified depth and finished surface requirements and tolerances.  The Engineer reserves the right to perform any testing required in order to determine acceptance.  Remove and replace any HMA that does not conform to the approved JMD.

Samples collected at the plant from dry batched aggregates, the conveyor system, or the asphalt cement supply line shall be taken by the Contractor in the presence of the Engineer.  The Engineer will take immediate possession of the samples.

The Engineer will determine where samples are taken.

1.	Asphalt Cement Content.  Hot mix samples taken for the determination of asphalt cement content will be taken randomly from behind the screed before initial compaction, or from the windrow according to WAQTC FOP for AASHTO T 168 and ATM 403, as directed by the Engineer.  HMA samples taken for the determination of both asphalt cement content and gradation will be taken randomly from behind the screed before initial compaction or from the windrow according to WAQTC FOP for AASHTO T 168 and ATM 403.

Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  At the discretion of the Engineer, asphalt cement content will be determined according to ATM 405 or WAQTC FOP for AASHTO T 308.

2.	Aggregate Gradation.

a.	Drum Mix Plants.  Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a diverter device or from the stopped conveyor belt according to WAQTC FOP for AASHTO T2 or from the same location as samples for the determination of asphalt cement content.  Locate diverter devices for obtaining aggregate samples from drum mix plants on the conveyor system delivering combined aggregates into the drum.  Divert aggregate from the full width of the conveyor system and maintain the diverter device to provide a representative sample of aggregate incorporated into the HMA.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  The aggregate gradation for samples from the conveyor system will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For HMA samples, the gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

b.	Batch Plants.  Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates according to WAQTC FOP for AASHTO T 2. Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  Dry batched aggregate gradations will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For HMA samples, the aggregate gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

3.	Density.

a.	Acceptance Testing.

The Engineer will determine and mark the location(s) where the Contractor will take each core sample.  Core samples will not be taken at bridge decks or the milled edge of existing pavement.

1)	Mat Cores:  The location(s) for taking core samples will be determined using a set of random numbers and the Engineer's judgment.

2)	Longitudinal Joint Cores:  The Engineer will mark the location(s) to take the core sample, centered on the visible surface joint, and adjacent to the mat core sample taken in the panel completing the joint.  Take joint core samples in the presence of the Engineer.

Cut full depth core samples, centered on the marks and as noted above, from the finished HMA within 24 hours after final rolling.  Neatly core drill one six inch diameter sample at each marked location.  Use a core extractor to remove the core - do not damage the core.  Backfill and compact voids left by coring with new HMA within 24 hours.

The Engineer will immediately take possession of the samples.  Density of the samples will be determined, by the Engineer, according to WAQTC FOP for AASHTO T 166/T 275.

A penalty will be assessed for each failure to take core samples or backfill core sample voids within the specified period, or take core samples at the location marked by the Engineer.

4.	Retesting.  A retest of any sample outside the limits specified in Table 401-2 may be requested provided the quality control requirements of 401-2.05 are met. Deliver this request in writing to the Engineer within 7 days of receipt of the final test of the lot.  The Engineer will mark the sample location for the density retest within a 2 foot radius of the original core.  The original test results will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample is allowed.  Except for the first lot, gradation and asphalt cement content are determined from the same sample, retesting for gradation or asphalt cement from the first sublot of a lot will include retesting for the MSG; when separate samples are used, retesting for asphalt cement content will include retesting for MSG.

ASPHALT CEMENT

The lot size for asphalt cement will normally be 200 tons.  If a project has more than one lot and the remaining asphalt cement quantity is less than 150 tons, it will be added to the previous lot and that total quantity will be evaluated for price adjustment as one lot.  If the remaining asphalt cement quantity is 150 tons or greater, it will be sampled, tested and evaluated as a separate lot.

If the contract quantity of asphalt cement is between 85 – 200 tons, the contract quantity will be considered as one lot and sampled, tested, and evaluated according to this subsection.  Quantities of asphalt cement less than 85 tons will be accepted based on manufacturer’s certified test reports and certification of compliance.

Asphalt cement will be sampled according to WAQTC FOP for AASHTO T 40, tested for conformance to the specifications in Section 702, and evaluated for price adjustment in accordance with 401-4.03.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.  Three separate samples from each lot will be taken, one for acceptance testing, one for Contractor retesting, and one held in reserve for referee testing if applicable.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.

Price adjustments in this subsection are addressed under Item 401(6) Asphalt Price Adjustment-Quality.

HOT MIX ASPHALT

The total Hot Mix Asphalt price adjustment is the sum of all price adjustments for each lot.

The following method of price adjustment will be applied to each Type of HMA when the contract quantity equals or exceeds 1,500 tons, except as specified in Subsection 401-4.02.

Acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis method as specified in Subsection 106-1.03 to determine the total estimated percent of the lot that is within specification limits.

The price adjustment is based on the lower of two pay factors.  The first factor is a composite pay factor for HMA that includes gradation and asphalt cement content.  The second factor is for density.

A lot containing HMA with less than a 1.00 pay factor will be accepted at an adjusted price, provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing HMA that fails to obtain at least a 0.75 pay factor will be considered unacceptable and rejected under Subsection 105-1.11.

The Engineer will reject HMA that appears to be defective based on visual inspection.  A minimum of two samples will be collected from the rejected HMA and tested if requested.  If test results are within specification limits, payment will be made for the HMA.  If any of the test results fail to meet specifications, no payment will be made and the cost of the testing will be subtracted as a price adjustment.  Costs associated with removal and disposal of the rejected HMA are subsidiary to the Hot Mix Asphalt Pay Item.

Outlier Test.  Before computing the price adjustment, the validity of the test results will be determined by SP-7, the Standard Practice for Determination of Outlier Test Results. Outlier test results will not be included in the price adjustment calculations.

When gradation and asphalt cement content are determined from the same sample, if any size on the gradations test or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sublot will not be included in the price adjustment.  The density test result for that sublot will be included in the price adjustment provided it is not an outlier.

When gradation and asphalt cement content are determined from separate samples, if any sieve size on the gradation test is an outlier, then the gradation test results for that sample will not be included in the price adjustment.  The asphalt cement content and density test results for that sublot will be included in the price adjustment provided neither is an outlier.  If the asphalt cement content test result is an outlier, it will not be included in the price adjustment but the gradation and density test results for the sublot will be included provided neither is an outlier.  If the density test result is an outlier, it will not be included in the price adjustment but the gradation and asphalt cement content test results will be included provided neither is an outlier.

Quality Level Analysis. Pay factors are computed as follows:

1.	Outliers (determined by SP-7), and any test results on material not incorporated into the work, are eliminated from the quality level analysis.

( x )

The arithmetic mean 	 of the remaining test results is determined:

n

x =

∑x

Where:		∑	= summation of

x 	= individual test value to xn

n 	= total number of test values

(x)

(x)

is rounded to the nearest tenth for density and sieve sizes except the No. 200 sieve.

is rounded to the nearest hundredth for asphalt cement content and the No. 200 sieve.

2.	The sample standard deviation (s) after the outliers have been excluded, is computed:

n∑(x2) – (∑x)2

s =

n(n-1)

Where:		∑(x2)	=	sum of the squares of individual test values.

(∑x)2	=	square of the sum of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the No. 200 sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt cement content and the No. 200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and all sieves except the No. 200. Use s = 0.020 for asphalt cement content and the No. 200 sieve.

3.	The USL and LSL are computed.  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 401-2.  The TV is the specified value in the approved JMD. Specification tolerance limits for the largest sieve specified will be plus 0 and minus 1 when performing Percent Within Limits (PWL) calculations.  The TV for density is 95% of the MSG and the LSL is 92% of MSG.

TABLE 401-2

LOWER SPECIFICATION LIMIT (LSL) & UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 3/4 inch sieve | TV -6.0 | TV + 6.0 |
| 1/2 inch sieve | TV -6.0 | TV + 6.0 |
| 3/8 inch sieve | TV -6.0 | TV + 6.0 |
| No. 4 sieve | TV -6.0 | TV + 6.0 |
| No. 8 sieve | TV -6.0 | TV + 6.0 |
| No. 16 sieve | TV -5.0 | TV + 5.0 |
| No. 30 sieve | TV -4.0 | TV + 4.0 |
| No. 50 sieve | TV -4.0 | TV + 4.0 |
| No. 100 sieve | TV -3.0 | TV + 3.0 |
| No. 200 sieve* | TV -2.0 | TV + 2.0 |
| Asphalt % | TV -0.4 | TV + 0.4 |
| Mat Density % | 92 | None |

*Tolerances for the No. 200 sieve may not exceed the broad band limits in Table 703-3.

4.	The Upper Quality Index (QU) is computed:

USL  -  x

QU  =

S

Where:		USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

x -  LSL

QL  =

S

5.	The Lower Quality Index (QL) is computed:

Where:		LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	PU (percent within the upper specification limit which corresponds to a given QU) is determined.

See Subsection 106-1.03.

7.	PL (percent within the lower specification limit which corresponds to a given QL) is determined.

See Subsection 106-1.03.

8.	The Quality Level (the total percent within specification limits) is determined for aggregate gradation, asphalt cement content, and density.

Quality Level = (PL + PU) – 100

9.	Using the Quality Levels from Step 8, the lot Pay Factor (PF) is determined for Density (DPF) and gradation and asphalt cement content pay factors from Table 106-2. The maximum pay factor for the largest sieve size specification for gradation is 1.00.

10.	The Composite Pay Factor (CPF) for the lot is determined using the following formula:

[f3/4 inch (PF3/4 inch) + f1/2 inch (PF1/2 inch) +....fac (PFac)]

CPF =

f

The CPF is rounded to the nearest hundredth.

Table 401-3 gives the weight factor (f), for each sieve size and asphalt cement content.

TABLE 401-3

WEIGHT FACTORS

| Sieve Size | Type I Factor “f” | Type II Factor “f” | Type III Factor “f” |
| --- | --- | --- | --- |
| 1 inch sieve | 4 | - | - |
| 3/4 inch sieve | 4 | 4 | - |
| 1/2 inch sieve | 4 | 5 | 4 |
| 3/8 inch sieve | 4 | 5 | 5 |
| No. 4 sieve | 4 | 4 | 5 |
| No. 8 sieve | 4 | 4 | 5 |
| No. 16 sieve | 4 | 4 | 5 |
| No. 30 sieve | 4 | 5 | 6 |
| No. 50 sieve | 4 | 5 | 6 |
| No. 100 sieve | 4 | 4 | 4 |
| No. 200 sieve | 20 | 20 | 20 |
| Asphalt Cement Content, % | 40 | 40 | 40 |

The price adjustment will be based on either the CPF or DPF, whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1.00] x (tons in lot) x (PAB)

*CPF or DPF, whichever is lower.

PAB = Price Adjustment Base = $133.00 per ton

ASPHALT CEMENT

The total asphalt cement price adjustment is the sum of all price adjustments for each lot.

Asphalt cement will be randomly sampled and tested in accordance with Subsection 401-4.02.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.

Table 401-4

ASPHALT CEMENT PAY REDUCTION FACTORS

(Use the single, highest pay reduction factor)

|  |  | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Test | Spec | 0.00 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.10 | 0.25 | Reject or Engr Eval |
| Tests On Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | < 3 Pa-s | < 3 |  | > 3 |  |  |  |  |  |  |
| Dynamic Shear | > 1.00 kPa | > 1.00 |  | 0.88-0.99 |  |  |  | 0.71-0.89 | 0.50-0.70 | < 0.50 |
| Toughness | > 110 in-lbs | > 93.5 | 90.0-93.4 | 85.0-89.9 | 80.0-84.9 | 75.0-79.9 | 70.0-74.9 |  |  | < 70.0 |
| Tenacity | > 75 in-lbs | > 63.8 | 61.0-63.7 | 58.0-60.9 | 55.0-57.9 | 52.0-54.9 | 48.0-51.9 |  |  | < 48.0 |
| Tests On RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | < 1.00 % | < 1.00 |  | 1.001-1.092 |  |  |  | 1.093-1.184 | 1.185-1.276 | > 1.276 |
| Dynamic Shear | > 2.20 kPa | > 2.20 |  | 1.816-2.199 |  |  |  | 1.432-1.815 | 1.048-1.431 | < 1.048 |
| Test On PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | < 5000 kPa | < 5000 |  | 5001-5289 |  |  |  | 5290-5578 | 5579-5867 | > 5867 |
| Creep Stiffness, S | < 300 MPa | < 300 |  | 301-338 |  |  |  | 339-388 | 389-450 | > 450 |
| Creep Stiffness, m-value | > 0.300 | > 0.300 |  | 0.287-0.299 |  |  |  | 0.274-0.286 | 0.261-0.273 | < 0.261 |

Asphalt Cement Price Adjustment = 5 x PAB x Qty x PRF (for each sample)

PAB 		= Price Adjustment Base

Qty 		= Quantity of asphalt cement represented by asphalt cement sample

PRF 		= Pay Reduction Factor from Table 401-4

Asphalt Cement Appeal Procedure.  Once notified of a failing test result of an asphalt cement sample, the Contractor has 21 days to issue a written appeal.  The appeal must be accompanied by all of the Contactor’s quality control test results and a test result of Contactor’s sample of this lot tested by an AASHTO accredited asphalt laboratory (accredited in the test procedure in question).  The Engineer will review these test results using ASTM D3244 to determine a test value upon which to base a price reduction.

If the Contractor challenges this value, then the referee sample held by the Engineer will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  This test result will be incorporated into the ASTM D3244 procedure to determine a test value upon which to base a price reduction.  If this final value incurs a price adjustment, the Contractor shall pay the cost of testing the referee sample.

PAVEMENT SMOOTHNESS

The top layer of HMA will be measured according to 401-3.15 and evaluated for a smoothness price adjustment.  The Engineer will calculate the smoothness price adjustment as follows:

Smoothness Price Adjustment = PAB x PQ x SF

PAB 	= Price Adjustment Base

PQ 		= Final quantity of HMA, tons

PrI		= Final measured hot mix smoothness, inches/mile

SF 		= Smoothness Factor

If the PQ is less than 1,500 tons, the SF = 0

If the PQ is 1,500 to 5,000 tons, the SF = 0.1333 – (0.01666 x PrI)

If the PQ is greater than 5,000 tons, the SF = 0.0666 – (0.0083 x PrI)

LONGITUDINAL JOINT DENSITY

Longitudinal joint density price adjustments apply when HMA quantities equal or greater than 1,500 tons.  A longitudinal joint density price adjustment for the top layer will be based on the average of all the joint densities on a project and determined as follows:

1.	If project average joint density is less than 91% MSG, apply the following disincentive:

a.	Longitudinal joint density price adjustment equal to $3.00 per lineal foot is deducted.

Sections of longitudinal joint represented by cores with less than 91% density shall be surface sealed according to Subsection 401-3.14.

2.	If project average joint density is greater than 92% MSG, apply the following incentive:

a.	Longitudinal joint density price adjustment equal to $1.50 per linear foot is added.

401-4.04 ASPHALT MATERIAL PRICE ADJUSTMENT – UNIT PRICE.

This subsection provides a price adjustment for asphalt material by:

(a) 	additional compensation to the Contractor or

(b) 	a deduction from the Contract amount.

1.	This provision shall apply to asphalt material meeting the criteria of Section 702, and is included in items listed in the bid schedule of Sections 306, 307, 308, 318 and 401 through 409, except Section 402.  Also included is the asphalt material in the Prelevel/Leveling Course (rut repair) HMA and Temporary HMA as part of 401, Approach HMA as included in 401 or 639 and Pathway HMA as part of 608.

2.	This provision shall only apply to cost changes in asphalt material that occur between the date of bid opening and the date the asphalt material is incorporated into the project.

3.	The asphalt material price adjustment will only apply when:

a.	More than 500 tons of asphalt material in the bid schedule of Sections described in Item 1; and

b.	More than a 7.5% increase or decrease in the Alaska Asphalt Material Price Index, from the date of bid opening to the date the asphalt material is incorporated into the project.

4.	The Alaska Asphalt Material Price Index (AAMPI) is posted on the Department’s Materials website along with the formula used to calculate the Index.  The AAMPI as used in the determination of the “Asphalt Material Price Adjustment – Unit Price” is calculated for the first and third Friday of each month.  The index applies from the beginning of the period start day 00:00 hrs, and ends 00:00 hrs the start of the next period.  Other calculation and or period start/end days, including the post day (except as fall on the 1st and 3rd Friday) are not permitted.

5.	Price adjustment will be cumulative and calculated with each progress payment. Use the price index in effect on the last day of the pay period, to calculate the price adjustment for asphalt material incorporated into the project during that pay period. The Department will increase or decrease payment under this Contract by the amount determined with the following asphalt material price adjustment formula:

For an increase exceeding 7.5%, additional compensation = [(IPP–IB)–(0.075 x IB)] x Q

For a decrease exceeding 7.5%, deduction from contract = [(IB–IPP)–(0.075 x IB)] x Q

Where:	Q	=	Quantity of Asphalt Material incorporated into project during the pay period, in tons

IB	=	Index at Bid: the bimonthly Alaska Asphalt Material Price Index in effect on date of bid, in dollars per ton

IPP	=	Index at Pay Period: the bimonthly Alaska Asphalt Material Price Index in effect on the last day of the pay period, in dollars per ton

Method of measurement for determining Q (quantity) is the weight of asphalt material meeting the criteria of this subsection and is incorporated into the project.  The quantity does not include aggregate, mineral filler, blotter material, thinning agents added after material qualification, or water for emulsified asphalt.

401-5.01 BASIS OF PAYMENT.

Except where specified as individual Pay Items:

Asphalt cement, anti-stripping additives, tack coat, crack sealing, surface sealing of longitudinal joints, surface tolerance corrections, patching defective areas, repair work and materials when planing equipment breaks through existing pavement - Subsection 401-3.07 Preparation of Existing Surface, and the work and materials associated with Subsection 401-3.04 Hauling Equipment are subsidiary to the associated Hot Mix Asphalt Pay Items.

Item 401(1F) Hot Mix Asphalt, Preleveling/Leveling Course, Type IV: Asphalt Cement, anti-stripping additives are subsidiary.

Item 401(3) Hot Mix Asphalt, Temporary, Type II, Class B: Asphalt cement, anti-stripping additives, removal and disposal are subsidiary.

Item 401(6) Asphalt Price Adjustment – Quality:  is the sum of the price adjustments for each material lot (excluding the Preleveling/Leveling Course (rut repair) HMA, Temporary HMA and Approach HMA) and for deductions and fees assessed.

Deductions and fees assessed:

	Each mix design subsequent to the approved Job Mix Design (Subsection 401-2.01) for each Type and Class of Hot Mix Asphalt specified will result in a fee of $2500.00 each.

	Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day (Subsection 401-4.02).

	Failure to backfill voids left by sampling within the specified period will result in a deduction of $100 per hole per day (Subsection 401-4.02).

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1A)	Hot Mix Asphalt, Type   II; Class A	Ton

401(1F)	Hot Mix Asphalt, Preleveling/Leveling Course, Type IV; Class B	Lane-Station

401(2)	Asphalt Cement, Grade PG 58-34	Ton

401(3)	Hot Mix Asphalt, Temporary, Type II; Class B	Ton

401(4)	Hot Mix Asphalt, Type     ; Class     	Square Yard

401(6)	Asphalt Price Adjustment - Quality	Contingent Sum

401(8)	Hot Mix Asphalt, Approach, Type     ; Class     	Ton

401(9)	Longitudinal Joint Adhesive	Linear Foot

401(10)	Asphalt Material Price Adjustment – Unit Price	Contingent Sum

CR401-033012

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01 DESCRIPTION.  Add the following:

This work includes modifications to existing drainage headwall and retaining wall in conformance with the Plans and these special provisions.

Add the following subsection:

501 3.04 HEADWALL AND RETAINING WALL MODIFICATIONS.  Remove and reconstruct headwall concrete and reinforcing steel as necessary to create new headwall opening and install new pipe arch as shown on the Plans.  Remove concrete from existing bottom slab as necessary to obtain clearance for installation of sluice gate.  Install separation geotextile as shown on the Plans.  Modify existing headwall thaw pipe as necessary to allow installation and operation of new sluice gate, and install additional lengths as necessary.  Additional thaw pipe shall be 1-1/2 inch galvanized steel.

Remove existing retaining wall as necessary to allow modification of existing headwall, removal of existing storm drain pipe and arch pipe replacement.  Provide shoring to perform headwall modifications and arch pipe installation. Shoring can be provided in place of retaining wall modifications. Shoring plan must be submitted to Engineer for review and approval 72 hours ahead of planned modifications.

Reconstruct retaining wall to existing location and elevations.

501-5.01 BASIS OF PAYMENT.  Add the following pay items.

Payment for Item 501(9) Modifications to Existing Headwall shall include removing existing concrete and reinforcing steel and grouting annular space, bottom slab clearance modification, separation geotextile and adjustment of existing thaw pipe.

Payment for Item 501(10) Modifications to Existing Retaining Wall shall include removing and replacing existing concrete and reinforcing steel and/or shoring for installation of new pipe arch and headwall modifications,

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

501(9)	Modification to Existing Headwall	Lump Sum

501(10)	Modification to Existing Retaining Wall	Lump Sum

52365/52412-030212

SECTION 603

CULVERTS AND STORM DRAINS

Special Provisions

603-1.01 DESCRIPTION.  Add the following:

This work shall also consist of installing culvert marker posts.

CR42-082703

Add the following:

Furnish and place storm sewer conduit improvements, including all appurtenances, as shown on the Plans or specified in this Section.

The term “storm sewer conduit” refers to all conduits used for storm sewer force mains.

Where indicated on the drawings, perform auger boring or pipe ramming to install a new steel casing, complete in place.  The contractor shall furnish the casing materials, labor, remaining materials, and equipment for completing the work including jacking and receiving pit construction, dewatering, casing installation, carrier pipe installation, communication conduit installation, bore casing exterior grout and flowable grout. This Section defines in general terms the work to be completed.  The Contractor shall have sole responsibility for the means and methods utilized to install the casing to the line and grade shown on the Drawings and to prevent settlement, all within the tolerances specified herein and subject to review by the Engineer and Owner.

Where indicated on the drawings, perform sliplining of existing storm sewer line with Centrifugally Cast Fiberglass Reinforced Polymer (FRP), complete in place.  The contractor shall furnish the FRP pipe materials, labor, remaining materials, and equipment for completing the work including storm sewer line cleaning, storm sewer flow control, pipe installation and annular space grouting.

52365/52412-022912

603-2.01 MATERIALS.  Delete the second paragraph and substitute the following:

When Item 603(17-xx), Pipe, is listed in the bid schedule, furnish either Corrugated Steel Pipe (CSP) or Reinforced Concrete Pipe.  Corrugated Polyethylene Pipe is not allowed.  End Sections for Metal Pipe must be of the same material as the pipe.

Add the following:

Culvert marker posts shall meet the requirements of subsection 730-2.05, Flexible Delineator Posts.  The color shall be blue with no other markings.  The 2.5 inch by 6 foot post shall be rectangular in cross section with reinforcing ribs capable of a minimum bending radius of 9 inches.

CR42-082703

Add the following paragraph:

When called for in the Plans, provide pipe meeting the specified Manning formula roughness coefficient (n value).

Add the following:

Polyethylene Encasement										Subsection 626

Flowable Grout													Subsection 701-2.04

Bore Casing Exterior Grout										Subsection 701-2.05

Annular Space Grout											Subsection 701-2.06

Storm Sewer Conduit: Polyvinyl Chloride (PVC), DR21			Subsection 706-2.05

Centrifugally Cast Fiberglass Reinforced Polymer Mortar Pipe	Subsection 706-2.09

Steel Casing													Subsection 707-2.08

Casing Spacers and End Seals									Subsection 712-2.19

Thrust Restraint.  Where specified on the Plans and/or required in these specifications, PVC pipe shall be installed with restrained joint thrust restraint systems.  PVC pipe thrust restraint systems shall be EBAA Iron Series 1600 Bell Restraint Harness, EBAA Iron Series 2800 Bell Restraint Harness, EBAA Iron MEGALUG Series 2000PV Mechanical Joint Restraint for PVC, Certainteed Certa-Loks, or equal.

Insulated Storm Sewer Conduit.  Provide storm sewer conduit (carrier pipe), polyurethane insulation, CMP outer jacket, heat trace channel, heat trace cable and insulated joint kits as shown in the Plans.  Refer to Section 629 for heat trace cable specification.  Refer to the Plans for specific material requirements of Insulated Storm Sewer Conduit.

Air Release Valve.  Air release valve shall be a combination air valve designed to discharge air during the filling of the system, admits air to the system while draining and at water column separation and discharges accumulated air from the system while operating under pressure.  The valve shall be designed to operate liquid carrying solid particles.

Air Release Valves shall be installed in Air Release Valve Vaults and Pump Stations.  Air Release Valves required for pay item 629(1) Pump Station Facility Complete – Airpark K and 629(2) Pump Station Facility Modifications – West 50th Avenue shall match combination air valves used within Air Release Valve Vault. Refer to the Plans for valve size, type, location and configuration.

Sluice Gate Valve.  Provide a self-contained sluice gate valve with yoke mounted hand wheel operator, riser stem, and aluminum or steel galvanized steel guide rails designed and built to withstand the total thrust of the gate slide due to water pressure and wedge action.

The frame and cover shall be aluminum or coal tar epoxy coated cast iron.  Valve cover shall be designed to withstand a maximum seating head of 9 feet.  Valves shall have adjustable, intermediate wedges to seat the valve in place.  Wedges shall be coal tar epoxy coated cast iron or stainless steel.  Valve stem shall be stainless steel of suitable length and ample strength for the intended use.  The stem diameter shall be capable of withstanding twice the rated output of the operator.

The manual operate lifting mechanism shall be handwheel type lift with threaded bronze lift nut to match stem.  Threads shall be machine cut, acme type, and right hand turn.  An arrow shall be cast on the hand wheel to indicate the direction of rotation to open the valve..

52365/52412-022912

603-3.01 GENERAL.  Add the following:

Complete the storm water system and make sure it operates properly at the time of acceptance of the work.  Furnish and install all incidental parts not shown on the Plans or specified in this Section that are necessary to complete the storm water system.

Consult the Plans for estimated locations of existing sewers, water mains, and other utilities near the construction.  Use this data for information only.  The Department does not guarantee their accuracy.  Confirm and mark the exact locations of all existing utilities before starting work.

Excavate, bore, or probe by hand ahead of your work where necessary to determine the exact location of underground conduit or other features that might interfere with construction.  Support and protect conduits or other services that cross the trench.  Immediately repair or replace any existing utilities that you break or damage.

Furnish and install concrete thrust blocks as shown on the plans or specified in this section.  Place blocks against firm natural ground at the trench site.  When the trench is in soft, unstable soil, remove the soft soil and replace it with a ballast backing large and heavy enough to resist the thrust.

When crossing water mains, place joints at least 8 feet from the water conduit.

52365/52412-022912

603-3.02 LAYING PIPE.  Add the following:

INSTALLATION OF CONDUIT

Install conduit and fittings according to these Specifications or the manufacturer’s recommendations.  Lay conduit to the grades and lines shown on the Plans.

Remove all foreign matter from conduit interiors before lowering conduit into the trench.  When work is not in progress, securely close all open ends of conduit and fittings to keep out trench water earth, rodents or other substances.

Keep trenches dry to avoid laying conduit in water.  Do not lay conduit when weather or trench conditions are unsuitable.  Keep water away from new joints, until the joint materials have hardened.

Use methods to cut conduit that will produce tight joints and will not damage the conduit.

Inspect conduit before lowering into the trench.  Replace defective, damaged, or unsound conduit.

Place conduit bedding to conform to plan details.  Place bedding, if required, to give conduit a uniform bearing for its full length.  Do not permit couplings to rest on solid or original trench bottoms.

Conduit bends must not exceed the manufacturer’s recommended limits.  If the specified or required alignment requires deflections beyond the limits, furnish special bends or enough shorter lengths of conduit to provide angular deflection within the limits.

Use standard lengths of conduit except where fittings require short lengths, or where conduit passes through a rigid structure.

Install Air Release Valves, Air Release Valve Vaults and appurtenances at locations shown on the plans.

Install tracer wire for storm sewer conduit.  Tracer wire shall be copperhead reinforced tracer wire (10 AWG. green jacket) or approved equal.  Install per manufacturers recommendations.

Install detectable underground warning tape for storm sewer conduit.  Warning tape must not be less than five (5) mil, foil backed, six inches (6”) wide vinyl tape, colored yellow, with “Caution Buried Storm Sewer Force Main Below” continuously printed in black along the tape length.  The warning tape must be continuously laid with the pipe and be at least eighteen inches (18” above the pipe).

52365/52412-022912

603-3.03 JOINING PIPE.

2.	Metal Pipe.  Add the following after the 2nd sentence:

Install a gasket in all pipe joints; joints between new sections of pipe and joints between new and existing sections of pipe of similar or dissimilar materials, regardless of the type of coupling band.  Except, the end section joint does not require a gasket.  Use flexible watertight gaskets (ASTM D 1056 2B3) as specified in Subsection 705-2.05.

CR6031-032411

When called for in the Plans, wrap pipe with polyethylene encasement as described in section 626-3.01.

52365/52412-022912

3.	Polyethylene Pipe.  Add the following after the 1st sentence:

Install a gasket in all pipe joints; joints between new sections of pipe and joints between new and existing sections of pipe.  Except, the end section joint, and where the pipe is manufactured with a locking joint such that the joint seals watertight, a gasket is not required.  Use flexible watertight gaskets (ASTM D 1056 2B3) as specified in Subsection 705-2.05.

CR6031-032411

Add the following subsection:

603-3.06 CULVERT MARKER POSTS.  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  Forty-two inches of post shall remain above the ground after driving.

CR42-082703

Add the following subsection:

603-3.07 AUGER BORING.

1.	Definitions

A.	Auger Boring:  A trenchless technique which involves installing a pipe by jacking it into place from a launch shaft to a receiving shaft.  Excavation is carried out within the jacked pipe using auger flights to transport the spoils to the launch shaft.  The jacking pipe is advanced using hydraulic jacks located in the launch shaft.

B.	Launch Shaft:  An excavation from which trenchless technology equipment is advanced.  This is also called the jacking shaft.

C.		Obstruction:  Any object or feature which stops the forward progress of the bore.

D.	Receiving Shaft:  An excavation into which trenchless technology equipment is advanced and recovered following the installation of the casing.

E.	Carrier Pipe: Pipe that is inserted inside the casing pipe at the completion of the bore.  The carrier pipe carries the product such as sanitary sewer, potable water, storm water, etc.

2.	Referenced Standards

A.	American Society for Testing and Materials (ASTM)

1.	ASTM A139 - Standard Specification for Electric-Fusion (Arc)-Welded Steel Pipe.

2.	ASTM A53 - Standard Specification for Pipe, Steel, Black and Hot-Dipped, Zinc-Coated, Welded and Seamless.

3.	ASTM C150 – Standard Specification for Portland Cement.

3.	Related Work

A.	Carrier Pipe Installation is included in Section 603-3.07.

4.	Quality Assurance

A.	The surveyor responsible for line and grade control shall be a Licensed Surveyor registered in the State of Alaska who has prior experience with similar projects.

B.	Allowable Installation Tolerance: The maximum deviation at any point along the casing shall not exceed 6 inches from the line and/or grade shown on the Drawings.

C.	Allowable Ground Surface Settlement:  Ground surface settlement shall be controlled, and shall not exceed one half (½) inch.

D.	Allowable Utility Settlement:  Settlement of any utilities, shown on the Drawings or not, shall not exceed one half (½) inch.

E.	The Contractor shall immediately notify the Owner, in writing, if any problems that would cause a schedule delay or a change to the submitted process/procedure are encountered with equipment or materials.

F.	The Owner shall have full access to the launch and receiving shafts prior to, during, and following all auger boring operations.  This shall include, but is not limited to, visual inspection of installed casing and verification of line and grade.  The Contractor shall provide safe access in accordance with all safety regulations.

5.	Submittals

A.	All submittals requiring structural design shall be signed by a professional civil or structural engineer registered in the State of Alaska.  The submittals shall include the following:

1.	Work Plan:  The Contractor shall submit a Work Plan which includes the details of the casing installation as well as the sequence of operations that will be utilized during all phases of construction.  The work plan shall also include the following:

a.	A detailed description of the equipment and procedures to be employed during auger boring operations.  Provide manufacturer’s literature describing in detail the pipe jacking system to be used.  Describe method and capabilities for controlling ground conditions at the tunnel heading and preventing loss of ground.  Provide calculations showing the estimated jacking force required to complete the installation, including details on the estimation method used to calculate jacking forces.

b.	Excavation procedures including details of auger flights, safety systems, and face support capabilities.  Include details of provisions for supporting the face during auger boring and when auger boring operations are interrupted.

c.	A description of the water level, laser and steering systems.  Confirm that these systems can achieve the required pipeline line and grade within the specified tolerances.

d.	Shop drawings for all equipment, equipment setup areas, and staging areas in addition to launch and receiving shafts and casing alignment.

e.	Thrust block and jacking frame design and details, including reaction transfer calculations.

f.	Details of the pipe lubrication system and description of pipe lubricants to be used during pipe jacking, including manufacture’s literature and Material Safety Data Sheets.

g.	A spoils removal plan which includes the location and sequence of disposal.

h.	Dewatering procedures and groundwater control details during trenchless operations.

i.	Material specifications and shop drawings of casing showing the pipe wall thickness, steel grade, and the maximum allowable axial force.  A pipe certification of compliance shall be submitted.

j.	Calculations demonstrating that the pipe selected has been designed to support the maximum anticipated earth loads and superimposed live loads, both static and dynamic, which may be imposed on the pipe.

k.	A safety plan in accordance with Subsection 6.

2.	A detailed and legible schedule of work which shall include, but not be limited to:

a.	Mobilization

b.	Site preparation

c.	Auger Boring

d.	Bore Casing Exterior Grouting

3.	Contingency Plan: The Contractor shall submit a proposed contingency plan for potential problems that may arise during auger boring operations.  The contingency plan shall address the observations that would indicate a problem as well as the remediation methods to address it.  The plan shall include the following scenarios:

a.	Obstruction encountered that is removable through the casing.

b.	Utility strike.

c.	Deviation from planned casing alignment that exceeds specified allowable limits.

d.	Settlement in excess of provided tolerances.

e.	Jacking forces in excess of estimated maximums.

B.	Daily Submittals: The following information shall be recorded during auger boring operations and submitted to the Owner on a daily basis.  Information shall be submitted within 2 hours of completion of the daily events or shift change, whichever is more frequent.

1.	Field drawings for recording as-built conditions.  The drawings shall be marked with all field information and shall be properly dated.  This set of drawings shall be kept up to date.

2.	Log of the auger boring operations.  At a minimum the log shall consist of the following:

a.	The date, and the starting and finishing time of the work.

b.	Line and grade deviations.

c.	Thrust force, torque, and rate of advance.

d.	Pipe lubricant used (in gallons) and pumping pressure.

e.	Any problems encountered.

C.	No work, including the set up of traffic controls for the launch or receiving shafts, shall be performed until the submittals required for this Section and all other sections related to the installation of casing and pipe through the casing have been accepted by the Engineer.

6.		Safety

A.	The Contractor shall submit a detailed safety plan in accordance with OSHA standards.

7.	Equipment

A.	The Contractor shall use auger boring equipment specifically designed for excavating, transporting and separating the soil materials which could routinely be encountered or expected along the alignment of the proposed pipeline.  Equipment shall:

1.	Be designed to sustain any ground loads which may be imposed upon it as well as any loads imposed by the thrust jacks and steering mechanisms.

2.	Minimize the loss of ground ahead of and around the excavated face.

3.	Limit overcut of the cutting shoe to less than ½ inch larger on radius than the outside of the jacked casing.

4.	Be capable of continuously monitoring the jacking pressure, the rate of advancement, and the distance jacked.  Develop the jacking system with a uniform distribution of jacking forces on the end of the casing.

5.	Provide a pipe lubrication injection system to inject lubricants around the outside of the casing as required to decrease jacking forces.  Provide a suitable pressure gage on the lubrication supply line.

8.		General Requirements

A.	The Contractor shall not begin auger boring until the following conditions have been met:

1.	Required submittals have been made and the Engineer has reviewed and accepted them.

2.	Launch and receiving shaft excavation has been completed and supported.

3.	Groundwater levels have been lowered 6 inches below the bottom of the shaft excavation.

B.	The Contractor shall install casing between the limits indicated on the Drawings to the specified lines and grades.  Utilize methods that include due regard for safety of workers, adjacent structures and improvements, utilities, and the public.  Locate launch and receiving shafts generally as identified on the Drawings unless proposed otherwise in the Work Plan accepted by the Engineer.

C.	The Contractor shall perform all work in accordance with the requirements of OSHA.

D.	The Contractor shall furnish all necessary equipment, power, water, and utilities for excavation, pipe jacking, lubrication mixing and pumping, removal and disposal of spoils, grouting, and other associated work consistent with the methods of construction.

E.	The Contractor shall conduct all operations such that trucks and other vehicles minimize dust or noise nuisance in the streets and adjacent properties.

F.	The Contractor shall promptly clean up, remove, and dispose of any spoils or spillage in accordance with the spoils removal plan.

G.	The Contractor shall perform all work so as not to disturb adjacent structures, roadways, or existing utilities.  Immediately repair any damage to the satisfaction of the agency or utility having jurisdiction.

9.	Installation

A.	The Contractor shall submit to the Owner copies of field notes used to establish all lines and grades.  The Contractor remains fully responsible for the accuracy of the installation.

B.	During auger boring, the Contractor shall verify line and grade on a minimum of 20-foot intervals, or as directed by the Owner.

C.	If the casing installation exceeds the specified tolerances, the Contractor is responsible for correcting the installation. All corrective work shall be performed as described in the accepted Contingency Plan at no additional cost to the Owner.

D.	The Contractor shall use augers that are appropriately sized to the casing.  Augers that are more than one standard pipe diameter size smaller than the casing will not be allowed.  Augers shall remain within the casing pipe throughout excavation, maintaining a soil plug within the casing at all times.  Advancing the augers in front of the casing will not be allowed.

E.	The Contractor shall jack casing into place without damaging the casing.  In the event a casing section is damaged during the jacking operation, repair the casing, subject to approval by the Owner.

F.	The Contractor shall provide groundwater control as required for proper execution of the Work.

G.	The Contractor shall transport and dispose of all spoils properly.  No stockpiling shall be permitted at the launch shaft sites.  Only use the disposal sites identified in accepted submittals.

H.	Obstruction removal is subject to the following requirements:

1.	Notify the Owner immediately upon encountering an obstruction.

2.	Upon written authorization by the Owner, proceed with removal of the obstruction in accordance with the Contractor’s submitted obstruction removal plan.

3.	The Contractor shall take all necessary steps to remove any obstruction or otherwise make it possible to continue boring operations.

4.	All obstructions less than 1/3 the outer diameter of the pipe casing in the minimum dimension are the responsibility of the Contractor, and will not be considered for additional payment.

5.	Only obstructions larger than 1/3 the outer diameter of the pipe casing in the minimum dimension will be considered obstructions subject to this section.

6.	The Contractor must produce the obstruction and allow visual observation by the Owner to be considered an obstruction subject to this section.

I.	In the event the Contractor encounters a problem during the Work and the situation is not covered by the Contractor’s Contingency Plan, the Contractor shall propose alternative solutions for Owner’s acceptance.

J.	All void space between the soil and the auger bored casing shall be grouted immediately upon completion of the auger bore with bore casing exterior grout.

10.		Instrumentation and Monitoring

A.	All crossing utilities and all utilities located horizontally within 5 feet of the exterior of the casing shall be positively located prior to construction.  Where positive location cannot be performed at the crossing location without obtaining additional permits (other than encroachment permits), positive location shall be accomplished at the nearest two locations where it can be performed without acquiring additional permits (other than encroachment permits).  For utilities crossing the proposed alignment, the two locations shall be on either side of the alignment.  For utilities parallel to the proposed alignment, the two locations shall be up-station and down-station of the proposed alignment.

B.	Settlement utility points shall consist of a measurement rod installed within a casing placed on the top surface of the utility being monitored.  The rod shall rest firmly on the utility, and shall be centered in the annular space of the casing using centralizers.

C.	Settlement utility points shall be surveyed according to the Drawings.

D.	Settlement utility points shall be removed once trenchless activity beneath the active point has been complete for at least four weeks.  Remove and dispose of rods and casings to a depth of at least three feet below the final ground surface.  Backfill holes to be even with the surrounding surfaces.

11.		Finishing

A.	The Contractor shall removal all construction debris, spoils, slurry, oil, grease, and other materials from the installed casing.

B.	Installed casing will be subject to visual inspection by the Owner.

Add the following subsection:

603-3.08 PIPE RAMMING.

1.	Definitions

A.	Pipe Ramming:  A trenchless technique which involves ramming a casing pipe using a percussive hammer from a launch shaft to a receiving shaft.  The soil enters into the pipe during ramming and is displaced by the wall thickness of the casing.  The soil will remain in the casing until the ram has been completed and then may be removed by water, auguring, jet-cutting or compressed air.

B.		Launch Shaft:  An excavation from which trenchless technology equipment is advanced.

C.		Obstruction:  Any object or feature which stops the forward progress of the ram.

D.	Receiving Shaft:  An excavation into which trenchless technology equipment is advanced and recovered following the installation of the casing.

E.	Carrier Pipe: Pipe that is inserted inside the casing pipe at the completion of the bore.  The carrier pipe carries the product such as sanitary sewer, potable water, storm water, etc.

2.	Reference Standards

A.	American Society for Testing and Materials (ASTM)

1.	ASTM A139 - Standard Specification for Electric-Fusion (Arc)-Welded Steel Pipe.

2.	ASTM A53 - Standard Specification for Pipe, Steel, Black and Hot-Dipped, Zinc-Coated, Welded and Seamless.

3.	ASTM C150 – Standard Specification for Portland Cement.

3.	Related Work

A.	Carrier Pipe Installation is included in Section 603-3.07.

4.	Quality Assurance

A.	The surveyor responsible for line and grade control shall be a Licensed Surveyor registered in the State of Alaska who has prior experience with similar projects.

B.	Allowable Installation Tolerance: The maximum deviation at any point along the casing shall not exceed 6 inches from the line and/or grade shown on the Drawings.

C.	Allowable Ground Surface Settlement:  Ground surface settlement shall be controlled, and shall not exceed one half (½) inch.

D.	Allowable Utility Settlement:  Settlement of any utilities, shown on the Drawings or not, shall not exceed ½ inch.

E.	The Contractor shall immediately notify the Owner, in writing, if any problems that would cause a schedule delay or a change to the submitted process/procedure are encountered with equipment or materials.

F.	The Owner shall have full access to the launch and receiving shafts prior to, during, and following all pipe ramming operations.  This shall include, but is not limited to, visual inspection of installed casing and verification of line and grade.  The Contractor shall provide safe access in accordance with all safety regulations.

5.	Submittals

A.	All submittals requiring structural design shall be signed by a professional civil or structural engineer registered in the State of Alaska.

B.	The submittals shall include the following:

1.	Work Plan:  The Contractor shall submit a Work Plan which includes the details of the casing installation as well as the sequence of operations that shall be utilized during all phases of construction.  The work plan shall also include the following:

a.	A detailed description of the equipment and procedures to be employed during pipe ramming operations.  Describe method and capabilities for controlling ground conditions at the tunnel heading and preventing loss of ground.  Provide calculations of the anticipated ramming force required to complete the installation and details of the method used to determine anticipated forces.

b.	Certification by the pipe ramming manufacturer of the thrust, condition, and operational characteristics of all equipment to be used for installing the specified casing.

c.	Shop drawings for all equipment, equipment setup areas, and staging areas in addition to launch and receiving shafts and casing alignment.

d.	Details of the pipe ramming equipment, complete with ramming capacity, diameter, pipe adapters, and manufacturer’s literature.  These details shall illustrate that the ramming force estimated to complete the ram does not exceed the available ramming capacity of the equipment, with the factor of safety specified herein.

e.	Details of the pipe lubrication system and description of pipe lubricants to be used during pipe ramming, including manufacture’s literature and Material Safety Data Sheets.

f.	A spoils removal plan, including all equipment necessary to remove the material from the rammed casing.  The plan shall also include the location and sequence of disposal.

g.	Dewatering procedures and groundwater control details during trenchless operations, including launch and receiving seals, if used.

h.	Material specifications and shop drawings of casing showing the pipe wall thickness, steel grade, and the maximum allowable axial force.  The drawings shall include configuration of the cutting head shoe and overcut.  A pipe certification of compliance shall be submitted.

i.	Calculations demonstrating that the pipe selected has been designed to support the maximum anticipated earth loads and superimposed live loads, both static and dynamic, which may be imposed on the pipe. This calculation shall include the maximum allowable axial force that can be applied to the pipe during ramming operations with a minimum safety factor of 2.0.

j.	A safety plan in accordance with Subsection 6.

2.	A detailed and legible schedule of work which shall include, but not be limited to:

a.	Mobilization

b.	Site preparation

c.	Pipe ramming

d.	Bore Casing Exterior Grouting

3.	Contingency Plan: The Contractor shall submit a proposed contingency plan for potential problems that may arise during pipe ramming operations.  The contingency plan shall address the observations that would indicate a problem as well as the remediation methods to address it.  The plan shall include the following scenarios:

a.	Obstruction encountered at the leading edge of casing.

b.	Utility strike.

c.	Deviation from planned casing alignment.

d.	Settlement in excess of provided tolerances.

e.	Ramming forces in excess of estimated maximums.

C.	Daily Submittals: The following information shall be recorded during pipe ramming operations and submitted to the Owner on a daily basis.  Information shall be submitted within 2 hours of completion of the daily events or shift change, whichever is more frequent.

1.	Field drawings for recording as-built conditions.  The drawings shall be marked with all field information and shall be properly dated.  This set of drawings shall be kept up to date.

2.	Log of the pipe ramming operations.  At a minimum the log shall consist of the following:

a.	The date, and the starting and finishing time of the work.

b.	Inclination, operating pressure, and rate of advance.

c.	Hammer strokes per minute.

d.	Pipe lubricant used (in gallons) and pumping pressure.

e.	Any problems encountered.

D.	No work, including the set up of traffic controls for the launch or receiving shafts, shall be performed until the submittals required for this Section and all other sections related to the installation of casing and pipe through the casing have been accepted by the Engineer.

6.	Safety

A.	The Contractor shall submit a detailed safety plan in accordance with OSHA standards.

7.	Design Criteria

A.	Pipe ramming equipment shall be sized to provide a minimum ramming force of 1.5 times the anticipated ramming force.

B.	Control settlement to values show in Subsection 4.

8.	Equipment

A.	The Contractor shall use pipe ramming equipment specifically designed for ramming through the soil materials which could routinely be encountered or expected along the alignment of the proposed pipeline.  In addition:

1.	The pneumatic pipe pusher/driving device selected shall be a mono-bloc design with rear cushion and Teflon slide seals. No bolts or threaded connections will be allowed.

2.	Spoils shall remain in the casing during ramming operations.

3.	The soil removal system shall be capable of being operated in a manner which will prevent loss of ground.

4.	The amount of overcut shall be limited to less than 1 inch larger on radius than the outside of the rammed casing.

5.	Pipe ramming equipment shall be sized according to the manufacturer’s recommendations and the Contractor’s knowledge of ramming in soils similar to those at the Site.

6.	The lead casing shall be fitted with a reinforcing band/cutting shoe on the inner and outer diameter to prevent damage to the leading edge.

7.	A pipe lubrication injection system shall be used to inject lubricants around the outside of the casing as required to decrease ramming forces.  Provide a suitable pressure gage on the lubrication supply line.

9.	General Requirements

A.	The Contractor shall not begin pipe ramming until the following conditions have been met:

1.	Required submittals have been made and the Engineer has reviewed and accepted them.

2.	Launch and receiving shaft excavation has been completed and supported.

3.	Groundwater levels have been lowered 6 inches below the bottom of the shaft excavation.

B.	The Contractor shall install casing between the limits indicated on the Drawings to the specified lines and grades.  Utilize methods that include due regard for safety of workers, adjacent structures and improvements, utilities, and the public.  Locate launch and receiving shafts as identified on the Drawings unless proposed otherwise in the Work Plan accepted by the Engineer.

C.	The Contractor shall perform all work in accordance with the requirements of OSHA.

D.	The Contractor shall furnish all necessary equipment, power, water, and utilities for excavation, pipe ramming, lubrication mixing and pumping, removal and disposal of spoils, grouting, and other associated work consistent with the methods of construction.

E.	The Contractor shall conduct all operations such that trucks and other vehicles minimize dust or noise nuisance in the streets and adjacent properties.

F.	The Contractor shall promptly clean up, remove, and dispose of any spoils or spillage in accordance with the spoils removal plan.

G.	The Contractor shall perform all work so as not to disturb adjacent structures, roadways, or existing utilities.  Immediately repair any damage to the satisfaction of the agency or utility having jurisdiction.

10.	Installation

A.	The Contractor shall submit to the Owner copies of field notes used to establish all lines and grades.  The Contractor remains fully responsible for the accuracy of the installation.

B.	If the casing installation exceeds the specified tolerances, the Contractor is responsible for correcting the installation. All corrective work shall be performed as described in the accepted Contingency Plan at no additional cost to the Owner.

C.	The Contractor shall ram casing into place without damaging the casing.  In the event a casing section is damaged during the ramming operation, the Contractor shall repair the casing in a method accepted by the Engineer and to the satisfaction of the Owner.

D.	The Contractor shall provide groundwater control as required for proper execution of the work.

E.	The Contractor shall transport and dispose of all spoils properly.  No stockpiling shall be permitted at the launch shaft sites.  Only use the disposal sites identified in accepted submittals.

F.	Obstruction removal is subject to the following requirements:

1.	Notify the Owner immediately upon encountering an obstruction.

2.	Upon written authorization by the Owner, proceed with removal of the obstruction in accordance with the Contractor’s submitted and accepted obstruction removal plan.

3.	The Contractor shall take all necessary steps to remove any obstruction or otherwise make it possible to continue boring operations.

4.	All obstructions less than or equal to 80% of the casing outer diameter are the responsibility of the Contractor, and will not be considered for additional payment.

5.	Only obstructions larger than 80% of the casing outer diameter will be considered obstructions subject to this section.

6.	The Contractor must produce the obstruction and allow visual observation by the Owner to be considered an obstruction subject to this section.

I.	In the event the Contractor encounters a problem during the Work and the situation is not covered by the Contractor’s Contingency Plan, the Contractor shall propose alternative solutions for Owner’s acceptance.

J.	All void space between the soil and the rammed casing shall be grouted immediately upon completion of the pipe ram with bore casing exterior grout.

11.		Instrumentation and Monitoring

A.	All crossing utilities and all utilities located horizontally within 5 feet of the exterior of the casing shall be positively located prior to construction.  Where positive location cannot be performed at the crossing location without obtaining additional permits (other than encroachment permits), positive location shall be accomplished at the nearest two locations where it can be performed without acquiring additional permits (other than encroachment permits).  For utilities crossing the proposed alignment, the two locations shall be on either side of the alignment.  For utilities parallel to the proposed alignment, the two locations shall be up-station and down-station of the proposed alignment.

B.	Settlement utility points shall consist of a measurement rod installed within a casing placed on the top surface of the utility being monitored.  The rod shall rest firmly on the utility, and shall be centered in the annular space of the casing using centralizers.

C.	Settlement utility points shall be surveyed according to the Drawings.

D.	Settlement utility points shall be removed once trenchless activity beneath the active point has been complete for at least four weeks.  Remove and dispose of rods and casings to a depth of at least three feet below the final ground surface.  Backfill holes to be even with the surrounding surfaces.

12.	Finishing

A.	The Contractor shall removal all construction debris, spoils, slurry, oil, grease, and other materials from the installed casing.

B.		Installed casing will be subject to visual inspection by the Owner.

Add the following subsection:

603-3.09 FLOWABLE GROUTING.  This section covers the various requirements of flowable grouting of the annular space between the bore casing and carrier pipe installed for auger boring or pipe ramming.  The annular space shall be completely filled with flowable grout to support the carrier pipe and provide long-term stability.

- Pre-Construction Submittals.  Submit to the Engineer at least two weeks prior to commencing grouting operations the following:

- Product literature and data pertaining to grout mix.

- Grout mix design.  An independent laboratory shall certify the results of the grout mix testing.  The testing shall have been conducted within the past 18 months.  The certified mix design shall include the following:

- Initial set time

- Density

- Viscosity

- 24-hour penetration resistance and 28-day compressive strengths.

- Grout working time prior to a 15 percent change in density or viscosity.

- Proposed method for placing grout in the annular space.

- Maximum grouting pressure.

- Pressure gauge certifications.

- Bulkhead and grout injection pipe and vent design and vent pipe size.

- Description of the method to verify that the grout has completely filled the annular space.

- Quality Control Submittals.

- Manufacturers certificate of proper installation.

- Test reports including:

- Field test reports and independent testing laboratory results for field-drawn samples.

- Grout pressure data recorder results.

- Construction General.

- Flowable Grout

- The Contractor shall clean the annular space and remove any debris or deleterious material prior to commencement of grout injection.  The entire annular space shall be completely filled with grout.

- Bulkheads shall be constructed prior to annular space grouting.

- Collapsing of the carrier pipe or communication conduit during the grouting process is unacceptable and will be cause for rejection of the segment. The maximum grout pressure shall not exceed that as recommended by the carrier pipe or communication conduit manufacturer.  Grouting pressure during the entire procedure shall be monitored and carefully controlled.  Venting shall be provided and installed at the upstream and downstream bulkheads to prevent the grout from attaining pressures that exceed the carrier pipe manufacturers’ recommendations.

- The grout materials shall be mixed and pumped in equipment of sufficient size and capacity to provide the desired amount of grout for each pipe segment in a single operation unless otherwise approved by the Engineer.  Pumping equipment shall be of a size sufficient to inject grout at a volume, velocity and pressure compatible with the size of the annular space.  The equipment shall be capable of mixing the grout at densities required for the approved procedure and shall also be capable of changing densities as dictated by field conditions at any time during the grouting operation.  Grout density shall be within two percent of the design density and shall not exceed the maximum specified density at both the injection and the vent points.

- Gauges to monitor grout pressure shall be attached immediately adjacent to the injection port.  The gauge shall conform to an accuracy of plus or minus 0.5 psi.  The range of the gauge shall not be more than 100 percent greater than the design grout pressure.  Pressure gauges shall be instrument oil filled and attached to a saddle-type diaphragm seal (gauge saver) to prevent clogging with grout.  All gauges shall be certified and calibrated in accordance with ANSI B40, Grade 2A.  The grout pressure recordings shall be identified, as a minimum, with the date, batch, and time of day grouting was performed and shall be submitted to the Engineer at the end of the work day that grouting was performed.

- Field Quality Control

For each batch the Contractor shall take samples and perform the following tests:

- Density per ASTM C 138

- Viscosity per ASTM C 939

- Minimum penetration resistance in 24-hours when tested in accordance with ASTM C 403

- Minimum compressive strength in 28-days when tested in accordance with ASTM C 495

An independent testing laboratory retained by the Contractor shall prepare, store, cure and test each sample. Contractor shall submit lab test results

Add the following subsection:

603-3.10 CARRIER PIPE INSTALLATION.

- Install the carrier pipe and communication conduit inside the casing at the grades shown on the drawings. Install casing spacers at the spacing shown on the drawings.  Adjust casing spacer legs as necessary to install the carrier pipe at the design grade shown.  Pressure test and perform a final inspection of the carrier pipe.

Acceptance of the Work: Upon satisfactory testing and final inspection of the carrier pipe.

Add the following subsection:

603-3.11 TESTING STORM SEWER SYSTEM.  A hydrostatic test (Pressure Test) will be conducted on all newly constructed storm sewer mains.  The Contractor shall furnish all necessary equipment, labor, materials, and supplies necessary to complete the test to the satisfaction of the Engineer.  The Contractor shall valve off or plug the outlet to the existing or previously tested storm sewer main at his expense, prior to making the required hydrostatic test.  Prior to testing, all air shall be expelled from the pipe.  If permanent air vents are not located at all high points, the Contractor shall, at his expense, install corporation cocks at such points so the air can be expelled as the line is slowly filled with water.

All hydrostatic testing will be performed through test copper.

The hydrostatic pressure shall be 150 psi.  The duration of each hydrostatic pressure test shall be 30 minutes.  After the required test pressure has been reached, pumping will be terminated.  If the pressure remains constant for 30 minutes without the aid of the pump, the results of the test shall be considered satisfactory as approved by the Engineer.

The Contractor shall notify the Engineer 48 hours prior to any test.

Add the following subsection:

603-3.12 SLIPLINE INSTALLATION.

- Slipline Definitions.

- Sliplining: Sliplining is a pipe rehabilitation process that involves the insertion of a new pipe of smaller diameter into an existing pipe.

- Host Pipe: The original existing old pipe that will be rehabilitated with the sliplining process.

- Product Pipe: The new pipe that is inserted into the host pipe.  This is also called the Liner Pipe.

- Insertion Pit: The pit where the sliplining begins and where the product pipe is inserted into the host pipe.

- Annular Space: The space or gap between the product pipe and the host pipe.

- Segmented Pipe:  A product pipe that is assembled one section at a time in the insertion pit and pushed or pulled into place as each segment is added.

- Pipe Joint:  One individual section of the segmented pipe with a bell at one end and spigot at the other end or with two field cut ends or spigots if a coupling is used to join the pipe joint.

- Quality Assurance.

- Submittals.  Submit the following for review and approval by the Engineer:

- Work plan for installing the FRP product pipe in place.

- Product Data

- Contractor Sliplining and Pipe Insertion Work Plan.

Prior to construction and two weeks before beginning sliplining work, the Contractor shall prepare and submit to Engineer a work plan that that shall include:

- Detailed written description of the proposed equipment and methods.

- Description of the proposed insertion method.

- Description of the push plate or jacking ring.

- Description of the restraining device.

- Construction General.

Pipe shall be installed in conformance with the pipe manufacturer’s recommendations.

The Contractor shall generally perform the work in the following sequence:

- Clean the host pipe.

- Install the product pipe.

- Grout the annular space.

- Handling and Joining Pipe.

Care shall be taken during transportation, storage and joining process that the liner pipe is not cut or otherwise damaged.  Pipe should be inspected for damage immediately prior to joining or inserting. Pipe joining shall be accomplished in accordance with the pipe manufacturer’s recommendations.

- Insertion Pit.

The liner shall be installed through the headwall opening as shown on the drawings.

- Liner Insertion.

Clean the host pipe and remove debris. Liner or product pipe shall be installed after completion of storm line host pip cleaning work.

Pipe shall not be installed if the condition of the existing storm sewer line is unsuitable, or if conditions are such that anticipated storm flows will cause problems with the insertion work or create overflow.

The liner pipe shall be jacked or pushed into the existing pipe utilizing equipment as submitted by the Contractor and approved by the Engineer. Pipe jointing shall be accomplished in accordance with the pipe manufacturer’s recommendations.

Total jacking loads on the liner pipe shall not exceed the manufacturer’s recommendation of 91 tons.  The specified 41 inch diameter Hobas pipe weighs approximately 131 pounds per linear foot.

A hydraulic, mechanical, or cable-operated winching pipe pusher device or excavator equipment which exerts pressure on the liner pipe may be used. The machine operator must closely and continuously monitor and control the jacking load imposed on the liner pipe. A jacking ring or device shall be used to distribute the jacking load evenly on the entire surface perimeter at the end of the liner pipe. The Contractor shall utilize a restraining device such as cables or other means capable of holding the front pipe joint in place while subsequent pipe joints are added to the sliplining liner string.  The restraining device shall have the ability to maintain the restraint and also move along the host pipe as the liner pipe is inserted.  Remove the restraining device after the entire liner has been installed and is secure.

The liner pipe shall rest on the host pipe invert and follow the grade of the existing host pipe.

Fill the annular space with grout as required and described in Annular Space Grout Subsection 701-2.06.

- Fit and Finish.

At product pipe termination point in manhole and header wall, provide a smooth transition from the product pipe to the manhole walls and around the entire circumference of the product pipe including the area above the springline.  If necessary fill the transition area with mortar or high strength grout to eliminate rough or abrupt edges that may collect debris in the storm sewer flow.  Trim the ends of the liner pipe to match the outside face of the headwall and the interior wall of the manhole.

Add the following subsection:

603-3.13 ANNULAR SPACE GROUTING.  This section covers the various requirements of annular space grouting of sliplining rehabilitation systems.  The space between the host and liner pipes shall be completely filled with annular space grout to support the liner and provide long-term stability.

- Pre-Construction Submittals.  Submit to the Engineer at least two weeks prior to commencing grouting operations the following:

- Product literature and data pertaining to grout mix.

- Grout mix design.  An independent laboratory shall certify the results of the grout mix testing.  The testing shall have been conducted within the past 18 months.  The certified mix design shall include the following:

- Initial set time

- Density

- Viscosity

- 24-hour penetration resistance and 28-day compressive strengths.

- Grout working time prior to a 15 percent change in density or viscosity.

- Proposed method for placing grout in the annular space.

- Procedure for controlling floatation of the liner.

- Maximum grouting pressure.

- Pressure gauge certifications.

- Bulkhead and grout injection pipe and vent design and vent pipe size.

- Description of the method to verify that the grout has completely filled the annular space.

- Statements of qualifications of the grout manufacturer’s representative.

- Work plan identifying bulkhead construction, vent tube placement, access points, method used to prevent liner pipe flotation and movement during grouting operations.

- Quality Control Submittals.

- Manufacturers certificate of proper installation.

- Test reports including:

- Field test reports and independent testing laboratory results for field-drawn samples.

- Grout pressure data recorder results.

- Construction General.

- Annular Space Grout

The Contractor shall completely dewater the annular space and remove any debris or deleterious material prior to commencement of grout injection.  The entire annular space shall be completely filled with grout.

Floating of the Fiberglass Reinforced Polymer (FRP) liner pipe during the grouting process is unacceptable and will be cause for rejection of the segment.

Bulkheads shall be constructed in manhole and at header wall prior to annular space grouting. Annular space grout shall not be allowed to set in manhole inverts.

Collapsing of the FRP liner pipe during the grouting process is unacceptable and will be cause for rejection of the segment. The maximum grout pressure shall not exceed that as recommended by the FRP pipe manufacturer.  Grouting pressure during the entire procedure shall be monitored and carefully controlled.  Venting shall be provided and installed at the upstream and downstream bulkheads to prevent the grout from attaining pressures that exceed the liner pipe manufacturers’ recommendations.

The grout materials shall be mixed and pumped in equipment of sufficient size and capacity to provide the desired amount of grout for each sliplined pipe segment in a single operation unless otherwise approved by the Engineer.  Pumping equipment shall be of a size sufficient to inject grout at a volume, velocity and pressure compatible with the size of the annular space.  The equipment shall be capable of mixing the grout at densities required for the approved procedure and shall also be capable of changing densities as dictated by field conditions at any time during the grouting operation.  Grout density shall be within two percent of the design density and shall not exceed the maximum specified density at both the injection and the vent points.

Gauges to monitor grout pressure shall be attached immediately adjacent to the injection port.  The gauge shall conform to an accuracy of plus or minus 0.5 psi.  The range of the gauge shall not be more than 100 percent greater than the design grout pressure.  Pressure gauges shall be instrument oil filled and attached to a saddle-type diaphragm seal (gauge saver) to prevent clogging with grout.  All gauges shall be certified and calibrated in accordance with ANSI B40, Grade 2A.  The grout pressure recordings shall be identified, as a minimum, with the date, batch, and time of day grouting was performed and shall be submitted to the Engineer at the end of the work day that grouting was performed.

- Field Quality Control

For each batch the Contractor shall take samples and perform the following tests:

- Density per ASTM C 138

- Viscosity per ASTM C 939

- Minimum penetration resistance in 24-hours when tested in accordance with ASTM C 403

- Minimum compressive strength in 28-days when tested in accordance with ASTM C 495

An independent testing laboratory retained by the Contractor shall prepare, store, cure and test each sample. Contractor shall submit lab test results

Final approval of the annular space grout work will be based on the results of the final CCTV inspection of the liner pipe and confirmation that the liner did not leak, float or collapse or was damaged in another way due to the annular grouting work.

Add the following subsection:

603-3.14 SLUICE GATE VALVE INSTALLATION.  Install the sluice gate valve in accordance with the manufacturer’s recommendation for concrete headwall and as shown on the Plans.

52365/52412-022912

603-4.01 METHOD OF MEASUREMENT.  Add the following:

5. 	Storm Sewer Conduit.  By the linear foot of the horizontal projection of the conduit from center to center of fittings and valves as shown in the plans.

6.	Pipe Bore.  By the linear foot of the horizontal projection of the beginning of the bore casing pipe to the end of the bore casing pipe.

7.	Air Release Valve.  Per each valve assembly installed.

8.	Sliplining.  Measurement for sliplining shall be lump sum.

9.	Sluice Gate Valve. By the number of sluice gate valves installed.

10.	Insulated Storm Sewer Conduit.  By the linear foot of the horizontal projection of the conduit as shown in the plans.

52365/52412-022912

Add the following

Culvert marker posts will not be measured for payment.

CR42-082703

603-5.01 BASIS OF PAYMENT.  Replace the first sentence with:

Coupling bands, gaskets and other items necessary for the proper joining of the sections are subsidiary.

CR6031-032411

Add the following:

Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items.

CR42-082703

Add the following:

The contract price for Storm Sewer Conduit shall include piping, fittings, pipe restraints, thrust blocks, appurtenances and pressure testing.

The contract price for Pipe Bore shall constitute furnishing all the materials and performing the work specified in this Section including bore casing materials and installation with either auger boring or pipe ramming, jacking and receiving pit construction, bore casing exterior grout, carrier pipe materials and installation, flowable grout, carrier pipe spacers, end seals and other work associated with constructing the bores complete as shown on the drawings.

For Item 603(24)-18 18-Inch Insulated Storm Sewer Conduit, the contract price shall include the storm sewer carrier pipe, CMP outer jacket, polyurethane insulation, heat trace cabling, insulated joint kits and all appurtenances as shown in the plans.

The contract price for Air Release Valve shall include combination air valve, tapping sleeve, flange adapters, riser pipe, isolation valve, pipe support and all appurtenances as shown in the plans.  Air Release Valves required for pay item 629(1) Pump Station Facility Complete – Airpark K and 629(2) Pump Station Facility Modifications – West 50th Avenue shall match those used within the Air Release Valve Vault. Refer to plans for valve type, sizing and location.

For item 603(26-48) Slipline 48 Inch Pipe, payment shall constitute furnishing all the materials and performing the work specified in this Section including product pipe, host pipe cleaning, annular space grout, pipe fittings, dewatering, pipe installation work, fence removal and fence replacement.

Trash rack shall be incidental to incidental to 36 Inch Reinforced Concrete End Section.

Removing and reconstructing guardrail is paid for under Section 606.

For Item 603(27) Sluice Gate Valve, the contract price shall include valve, guide rail, frame, cover, stem, and operated lifting mechanism installed onto the concrete headwall.

Polyethylene Encasement shall be incidental to the applicable Work item.

52365/52412-022912

Add the following Pay Items:

Pay Item No.	Pay Item	Pay Unit

603(22)-16	16 Inch Storm Sewer Conduit	Linear Foot

603(22)-18	18 Inch Storm Sewer Conduit	Linear Foot

603(23)-16	36 Inch Pipe Bore w/ 16 Inch Storm Sewer Conduit	Linear Foot

603(23)-18	36 Inch Pipe Bore w/ 18 Inch Storm Sewer Conduit	Linear Foot

603(24)-18	18 Inch Insulated Storm Sewer Conduit	Linear Foot

603(25)	Air Release Valve	Each

603(26)-48	Slipline 48 Inch Pipe	Lump Sum

603(27)	Sluice Gate Valve	Each

52365/52412-022912

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01 DESCRIPTION.  Add the following:

Construct an air release valve vault, including vault structure, required backfill and all appurtenances as shown in the Plans.

604-3.02 MATERIALS.

Add the following:

General excavation and backfill									Section 203

Porous Backfill Material											Section 205

604-3.01 CONSTRUCTION REQUIREMENTS.  Add the following:

Construct air release valve vault as shown in the plans and in accordance with this Section.

604-4.01 METHOD OF MEASUREMENT.  Add the following:

Air Release Valve Vault: Per each installed vault.

604-5.01 BASIS OF PAYMENT.  Delete in its entirety and replace with the following:

Excavation and backfill are paid for under Section 204.

The contract price for Air Release Valve Vault shall constitute furnishing all the materials and performing the work specified in this Section, and as shown in the Plans, including vault structure, porous backfill material, selected material backfill, rigid insulation board, frost cover, spray foam insulation and vault frame and lid.

Reconstruction and sealing of manhole penetrations and reconstruction of flow channel at bottom of manhole shall be subsidiary to pay item 604(3) Reconstruct Existing Manhole.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

604(1A)	Storm Sewer Manhole, Type I	Each

604(1B)	Storm Sewer Manhole, Type II	Each

604(1C)	Storm Sewer Manhole, Type III	Each

604(2A)	Sanitary Sewer Manhole, Type A	Each

604(8)	Air Release Valve Vault	Each

52365/52412-030212

SECTION 606

GUARDRAIL

Special Provisions

606-3.06 REMOVAL AND RECONSTRUCTION OF GUARDRAIL.  Add the following:

Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 14 calendar days after removal.

Guardrail located within 50 feet of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed.

CR6066-110410

Add the following:

Remove and dispose the existing guardrail as per Section 606-3.07.

606-5.01 BASIS OF PAYMENT.  Add the following

Disposal of existing guardrail shall be incidental to pay item 606(5).  No separate payment will be made.

52365/52412-050312

SECTION 615

STANDARD SIGNS

Special Provisions

615-2.01 MATERIALS.  Delete first paragraph of Item 2. Including subitems a., b., c., and replace with:

2.	Sign Fabrication.	Use Type IV reflective sheeting (for lettering symbols, borders, and background) on sheet aluminum panels for all signs except the following:

a.	Orange Background Signs.  Use Type IX fluorescent orange reflective sheeting placed on sheet aluminum panels, except:

(1)	For temporary installations, the reflective sheeting may be placed on aluminum, plastic, or plywood sheet panels.

(2)	For flexible signs, (Roll-Up Signs) use fluorescent reflective sheeting Type VI or better (based on durability and reflectivity, as determined by the Engineer).  Roll-Up Sign – 3M Series RS 24, Reflexite Marathon Orange, or approved equal.

b.	Railroad Crossbucks and Vertical Crossbuck Supports.  Use white Type VIII or Type IX reflective sheeting for background of sign and stripes.

c.	Non-illuminated Overhead Signs with White Legends on Green Backgrounds.  Use Type IX reflective sheeting for legends and background.  Create the legend in one of the following ways:

(1)	Cut border and legend from white Type IX reflective sheeting and adhere to a green Type IX background, or

(2)	Cut stencil of border and legend out of green transparent acrylic film and use transparent adhesive to overlay the film on a white Type IX reflective background.

d.	Fluorescent Yellow Green School Area Signs.  Use Type VIII or Type IX reflective sheeting for background.

Reflective Sheeting Warranty.  Supply manufacturer’s warranty for reflective sheeting including retention of fluorescent yellow green (measured according to ASTM E 2301) for ten years according to the following criteria:

	Minimum Fluorescent Luminance Factor:	YF = 20%

	Minimum Total Luminance Factor:			YT = 35%

The warranty shall stipulate:  If the sheeting fails to meet the minimum fluorescence values within the first 7 years from the date of fabrication, the manufacturer shall, at the manufacturer’s expense, restore the sign surface to its original effectiveness.  If the reflective sheeting fails to meet the minimum fluorescence values within the 8th through the 10th year from the date of fabrication, the manufacturer shall, at the manufacturer’s expense, provide enough new replacement sign sheeting to the Department to restore the sign surface to its original effectiveness.

CR6151-091311

SECTION 618

SEEDING

Special Provisions

618-1.01 DESCRIPTION.  Replace the 1st sentence with:  Establish a perennial stand of grass or other specified living vegetative cover, by clearing, applying topsoil and seeding the area(s) shown in the Plans, including new and disturbed area(s), and area(s) identified by the Engineer.

618-2.01 MATERIALS.  Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

Topsoil	Section 726

618-3.03 APPLICATION.  Replace the first three sentences with the following:  Seed, seeding, reseeding includes the application of seed, fertilizer and when specified or included in the Alaska Department of Natural Resources (ADNR) Revegetation Manual for Alaska, mulch.

Apply seed mix, fertilizer, and mulch at the rate specified.  If the seed mix, fertilizer and mulch are not included in the Plans or Specifications, including their application rates, use the recommendations of the ADNR and the Revegetation Manual for Alaska.

Do not seed areas of bedrock, plant beds, and areas indicated in the plans as “no seeding.”

Add the following:

Apply seed and mulch in one application when using the hydraulic method.  Apply fertilizer with the hydraulic method.  Include the fertilizer with the seed and mulch or apply separately.

CR 6181-101711

TABLE 618-1

APPLICATION RATES

| Component | Ingredients | Application Rate (per MSF) |
| --- | --- | --- |
| Seed | Arctared Red Fescue Alpine Kentucky Bluegrass Alene Kentucky Bluegrass Durar Hard Fescue | 1.50 lbs. 1.50 lbs. 1.00 lbs. 1.00 lbs. Total = 1.00 lbs. |
| Soil Stabilizer |  |  |
| Slope ≤ 3:1 | Mulch | 46 lbs. |
| Slope >3:1 | Mulch with tackifier | 45-58 lbs. |
| Fertilizer | 20-20-10 | 10 lbs. |

Meet or exceed 90% pure seed and 85% germination, with annual ryegrass germination within 7 days.

Do not remove the required tags from the seed bags.

52365/52412-030212

Special Provisions

Replace Subsection 618-3.01 with the following:

618-3.01 SOIL PREPARATION.  Clear all areas(s) to be seeded; make the areas reasonably free of ruts, holes, and humps; apply topsoil to each area.  Prepare the topsoil for seeding immediately after placing.

Clear all areas to be seeded of stones 4 inches in diameter and larger and of all weeds, plant growth, sticks, stumps, and other debris or irregularities that might interfere with the seeding operation, growth of cover, or subsequent maintenance of the vegetative-covered areas.

Topsoil (Section 620) each area after clearing is complete.  Prepare the topsoil by grooving the soil in a uniform pattern that is perpendicular to the fall of the slope.  Use one or more of the following grooving methods with associated equipment before the application of seed:

1.	Manual raking with landscaping rakes;

2.	Mechanical track walking with track equipment; or

3.	Mechanical raking with a scarifying slope board.  Form one inch wide grooves spaced no more than six inches apart.

Rounding the top and bottom of slopes to facilitate tracking or raking and to create a pleasant appearance is acceptable, but disrupting drainage flow lines is not.

CR6182-101711

Special Provisions

618-3.02 SEEDING SEASONS.  Replace the 1st sentence with the following:  Seed disturbed areas after permanent cessation of ground disturbing activities in that area, within the time period specified in the Alaska Department of Environmental Conservation (ADEC) Alaska Pollutant Discharge Elimination System (APDES) Construction General Permit (CGP) for Alaska, Section 4.4 Final Stabilization, and Section 641 Erosion, Sediment, and Pollution Control.

Seed between May 15 and August 15, or obtain written approval from the Engineer to seed at a different date.

CR6183-101711

Include Section 724 Seed special, CR7241, when including CR6183.

Replace Subsection 3.04 with the following:

618-3.04 MAINTENANCE.  Maintain seeded areas in a satisfactory condition for the term of the Contract, including warranty obligations.

Maintenance includes but is not limited to:

1.	Protecting seeded areas against traffic by approved warning signs or barricades and against erosion.

2.	Repairing surfaces gullied or otherwise damaged following seeding.  Fill, topsoil, prepare topsoil, and reseed erosion gullies over 4 inches deep, Subsection 618-3.01 & 3.03.  Fill the entire erosion gully to surrounding grade, including the portions less than 4 inches deep.  Reseed repaired areas.

3.	Reseeding areas not showing evidence of satisfactory growth within 3 weeks of seeding and after repairs are complete.  Reseed bare patches of soil more than 10 square feet in area.  Contact ADNR for advice or corrective measures, when seeded areas are not showing evidence of satisfactory growth.

4.	Watering seeded areas for growth of vegetative cover.  If in the opinion of the Engineer, too little or too much water is being applied, adjust the amount of water as directed.

Add Subsections 618-3.05:

618-3.05 ACCEPTANCE.  The Engineer will perform a visual inspection of the vegetative mat considering each station and each side of the road a separate area.  Acceptance of the vegetative mat requires a minimum of 70% cover density in the inspection area, gullies repaired and reseeded, and no bare patches of soil more than 10 square feet in area.

Repair/reseed areas that are not accepted.

CR6182-101711

Add Subsection 618-3.06:

618-3.06 PERIOD OF ESTABLISHMENT.  For each area accepted, the establishment period extends one complete growing season following the date of acceptance.  Employ all possible means to preserve/maintain the new vegetative mat in a healthy and vigorous condition to ensure successful establishment.  Maintain the vegetative mat, according to Subsection 618-3.04, to not less than the requirements for acceptance, Subsection 618-3.05.

618-4.01 METHOD OF MEASUREMENT.  Delete the 3rd paragraph, "Seeding by the Pound," and replace with:

Seeding by the Pound. By the weight of dry seed acceptably seeded and maintained.

Add the following:

M Gal is equal to 1000 gallons.

618-5.01 BASIS OF PAYMENT.  Delete the 1st sentence:  "Mulching will be paid for under Section 619".

Delete paragraphs beginning: “Seeding by the Acre” and “Seeding by the Pound” and replace with:

Seeding by the Acre.  Pay Item 618(1), Seeding:  Payment is for established vegetative mat.  Topsoil preparation and materials (seed, fertilizer, mulch, and the water required for all hydraulic applications) are subsidiary.  Maintenance including:  1. Protection, 2. Repairs, 3. Reseeding, is also subsidiary.  Repairs and reseeding include, but are not limited to:  fill, topsoil and topsoil preparation, seed, fertilizer, mulch, and the water required for hydraulic application.

Seeding by the Pound.  Pay Item 618(2), Seeding:  Payment is for established vegetative mat.  Topsoil preparation and materials (seed, fertilizer, mulch, and the water required for all hydraulic applications) are subsidiary.  Maintenance including:  1. Protection, 2. Repairs, 3. Reseeding, is also subsidiary.  Repairs and reseeding include, but are not limited to:  fill, topsoil and topsoil preparation, seed, fertilizer, mulch, and the water required for hydraulic application.

Add new pay description:

Water for Seeding.

	Water for hydraulic application is subsidiary to Pay Items 618(1) and 618(2), and includes, but is not limited to:  the initial application of seed, fertilizer, and mulch and the reapplication for repairs and reseeding.

CR6182-101711

	Water applied for growth of vegetative mat (Subsection 618-3.04.4 Watering), for the term of the Contract, including warranty obligations, is subsidiary.

52365/52412-030212

Add the following:

Topsoil is paid under Section 620 Pay Items, except as noted for "Seeding by the Acre", "Seeding by the Pound" and warranty obligations, Subsection 105-1.16.

CR6182-101711

SECTION 619

SOIL STABILIZATION

Special Provisions

619-2.01 MATERIALS.  Replace matting requirement with the following:

Matting:		Subsection 727-2.02 Item 4.

CR6191-070609

Special Provisions

Replace Section 626 with the following:

SECTION 626

SANITARY SEWER SYSTEM

626-1.01 DESCRIPTION. Construct sanitary sewers and appurtenances to conform to the Plans. This Section refers to conduit used for sanitary sewers as “sewer conduit.” For the purposes of these Special Provisions "AWWU" shall mean the Anchorage Water and Wastewater Utility, Engineering Division at (907) 564-2785. This work shall include the installation, flushing, and testing of sanitary sewer systems for acceptance by AWWU. The Contractor shall also provide record drawings according to the conditions prescribed herein.

626-2.01 MATERIALS.

Materials shall conform to the following:

- Sanitary Sewer Conduit: Subsection 707-2.05 (Ductile iron pipe, Class 52)

- Conduit Bedding: Subsection 703-2.07 (Selected Material, Type A, with 100% of particles passing the 3-inch sieve)

- Polyethylene Encasement: Polyethylene encasement material for conduit shall be 8-mils thick and conform to AWWA C105/ANSI A21.5.

626-3.01 CONSTRUCTION REQUIREMENTS.

Complete the sanitary sewer system and make sure it operates properly at the time of acceptance of the work. Furnish and install all subsidiary parts not shown on the Plans or specified in this Section that are necessary to complete the sanitary sewer system.

Meet the applicable provisions of Sections 201, 204, and 603 for all clearing and grubbing, excavation, bedding, backfill, conduit, and appurtenances.

If sewer conduit is directly connected to or supported by rigid structures such as manholes, it must have a joint located 5 feet or less from the point of connection or support.

Lay sewer conduit accurately to the staked line and grade. Both line and grade shall be checked and recorded in a field book for each piece of conduit and appurtenance installed. Adjustments to line and grade shall be done by scraping away or filling the earth under the body of the conduit and not by blocking or wedging up. Variance of individual pipe sections from established line and grade shall not be greater than 0.04 feet, providing that such variance does not result in a level or reverse sloping invert.

The Contractor shall have survey instruments such as transit and level for transferring alignment and grades from offset hubs. The Contractor shall also employ a person who is qualified to use such instruments and who shall have the responsibility of placing and maintaining such construction guides. The Contractor shall furnish to the Engineer a copy of the surveyor's record notes for the newly installed conduit and appurtenances. The practice of placing backfill over a section of conduit to provide a platform for the instruments shall be subject to the approval of the Engineer.

Clean all foreign matter from sewer conduit. Keep water out of trenches until joints are completed. Plug or cover open ends of conduit and fittings when work is not in progress to keep out foreign matter and rodents.

Pipe laying shall in all cases proceed upgrade with the spigot ends of the pipe pointing in the direction of the flow. Each pipe shall be laid true to line and grade and in such a manner as to form a close concentric joint with the adjoining pipe. The alignment of the installed pipe shall appear straight to visual observation and shall be such that a full circle of light can be seen between manholes, etc., when sighting along all points of the pipe circumference. Each section of pipe shall be handled carefully and placed accurately; each pipe shall be joined in accordance with the pipe manufacturer’s recommended standards. Each section of pipe shall be properly supported to ensure true alignment and an invert which is smooth and free from roughness or irregularity.

The Contractor shall stagger the joints for sanitary sewer conduit such that no sewer pipeline joint shall be closer than nine feet (9’) measured horizontally (outside of pipe to outside of pipe) from its intersection with either water mains or water services encountered in the Work.

Remove trench sheeting and bracing above the elevation of the conduit. Do not pull, remove, or disturb sheeting below the conduit.

A lowering of water conduits 2 inches and smaller shall be included under the conditions set forth in the Special Provisions for the moving and relocation of utilities occupying space within the area of construction. With the approval of the Engineer, the Contractor may lower water conduits 2 inches in diameter and smaller, but separate payment shall not be made for such lowering. The cost shall be subsidiary to other sanitary sewer items.

Suspension of Work. AWWU, through the Engineer, reserves the right to suspend the sanitary sewer installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections. Suspensions of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle the Contractor to extra payment for costs incurred.

Verification of Existing Utilities. At a sufficient distance before encountering a known obstacle or conduit or tying into an existing conduit, the Contractor shall expose and verify the exact location of the obstacle or conduit so proper alignment and/or grade may be determined before the conduit sections are laid in the trench and backfilled.

The cost incurred for removal and realignment of backfilled conduit sections due to improper verification methods shall be borne by the Contractor.

Conduit that has the grade or joint disturbed after laying shall be taken up and relaid. Water shall be kept out of the trench until the jointing is complete.

- Sanitary Sewer Conduit:

Excavation. No more than 200 feet of trench shall be open at any time while constructing the sanitary sewer conduit, unless authorization is obtained from the Engineer. Trench excavations shall be backfilled to original grade at the end of each working day, except that a “bell hole” leaving the end of the conduit exposed may be left open provided it is properly signed and barricaded.

Conduit Wrap. The outside of ductile iron and conduit, fittings and other appurtenances used in sewer construction shall be encased with 1 layer of 8 mil thick polyethylene film. The polyethylene encasement shall be installed using Method A of ANSI/AWWA C105/A21.5 as described below:

- Method A

  - Cut polyethylene tube to a length approximately 2 feet longer than the length of the conduit section. Slip the tube around the conduit, centering it to provide a 1 foot overlap on each adjacent conduit section and bunch it accordion fashion lengthwise until it clears the conduit.

  - Lower the conduit into the trench and make up the conduit joint with the preceding section of conduit. A shallow bell hole must be made at the joints to facilitate installation of the polyethylene tube.

  - After assembling the conduit joint and testing the bonded joint, make the overlap of the polyethylene tube. Pull the bunched polyethylene from the preceding length of conduit, slip it over the end of the new length of conduit, and secure in place. Then slip the end of the polyethylene from the new conduit section over the end of the first wrap until it overlaps the joint at the end of the preceding length of conduit. Secure the overlap in place. Take up the slack width to make a snug, but not tight fit along the barrel of the conduit, securing the fold at quarter points.

  - Repair rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place. Proceed with installation of the next section of conduit in the same manner.

Bedding. All sanitary sewer conduit and sewer services shall be bedded in material conforming to the requirements of Conduit Bedding for ductile iron conduit. Install bedding material as shown on the Plans. Bedding material shall be placed in uniform layers of not more than 12 inches in depth and compacted to 95% of maximum density in accordance with subsection 203-3.03.

Drop Connections. Conduit and fittings used in the construction of drop connections shall conform to the requirements of Subsection 707-2.05 (Ductile iron pipe, Class 52), and shall be constructed in accordance with the Plans and Details shown in Appendix D. Over excavation under drop connection shall require compaction of not less than ninety-five percent (95%) of the maximum density prior to installation of the pipe and fittings, or concrete cradle.

626-3.02 TESTING. The Contractor shall clean and flush installed sanitary sewer conduit and force main conduit before testing and final inspection. The Contractor shall notify the Engineer 48 hours in advance (two working days) before a test. The Engineer and AWWU shall be present during tests. Two hours notice in advance of the scheduled time shall be given to the Engineer if the test is to be postponed or cancelled.

The Contractor shall furnish tools, equipment, and labor necessary to complete the tests and shall verify from observations, or preliminary tests, that each conduit conforms with this specification before requesting AWWU to observe and record the actual leakage.

If the conduit installation fails to meet test requirements, the Contractor shall determine at the Contractor’s expense the source of leakage, and shall repair (if the extent and type of repairs proposed by the Contractor are acceptable) or replace defective materials or workmanship. The completed conduit installation shall meet the requirements of this Section before being considered acceptable.

The Engineer may require the Contractor to repair obvious leaks even though the total length of the test section falls within the maximum allowable leakage of the test used.

No test section shall exceed 1,000 linear feet, unless approved by AWWU in writing.

Flushing. Flushing shall be coordinated with AWWU. Newly constructed sanitary sewer conduit and force main conduit shall be "open-bore" flushed to remove foreign matter to the satisfaction of AWWU. A detailed plan for cleaning of the lines shall be submitted to the Engineer for review and approval before commencement of work.

"Open-bore" flushing shall be accomplished before hydrostatic testing. The Contractor shall furnish, install, and remove all fittings and conduit necessary to perform the flushing. Contractor shall provide water supply for “Open-bore” flushing.

Flushing shall be considered subsidiary to this work and no separate payment shall be made.

Sanitary Sewer Conduit Testing. Sanitary sewer conduit installed shall be subject to either an infiltration test or an exfiltration test. In those areas where, in the opinion of AWWU, the water table is high enough to subject the conduit to a satisfactory infiltration test, it is not anticipated that an exfiltration test shall be required. In checking leakage, there will be no allowance made for external hydrostatic head. Where in the opinion of AWWU the water table is not high enough to provide a satisfactory infiltration test, an exfiltration test shall be required.

The type of test, either infiltration or exfiltration, shall be determined by AWWU. The Contractor shall have the option of choosing only one method (air or water) of testing for each section tested. Testing shall be considered a subsidiary obligation under this Contract and extra payment will not be allowed for this portion of work.

Wyes, tees, or ends of side sewer stubs and service connections shall be plugged or capped, and the plug or cap shall be securely fastened to withstand the internal test pressures. Such plugs or caps shall be readily removable and their removal shall provide a socket suitable for extending the lateral connection.

Infiltration Test. Infiltration testing may be allowed at AWWU's option when the natural ground water table is 6 feet above the crown of the higher end of the test section. The maximum allowable limit for infiltration shall not exceed the rate of 50 gallons per inch diameter per mile per 24 hours.

Exfiltration Test (Using Water). On completion of a section of sanitary sewer between manholes, or otherwise, the ends of conduit shall be plugged, including service connections, and the conduit subjected to hydrostatic pressure. Generally testing is to be conducted after backfilling, before resurfacing, and after service connections are made.

A minimum head of 6 feet of water above the crown at the upper end of the test section shall be maintained for a period of 4 hours, during which time it will be presumed that full absorption of the conduit body has taken place and thereafter for a further period of 1 hour for the actual test of leakage. During this 1 hour period the measured loss shall not exceed the rate of 50 gallons per inch diameter per mile per 24 hours.

Exfiltration Test (Using Air). The Contractor shall furnish facilities and personnel for conducting the test under the observation of AWWU. The equipment and personnel shall be subject to their approval. The Contractor may desire to make an air test before backfilling for the Contractor’s purpose. However, the acceptance air test shall be made after backfilling has been completed, and compacted.

Immediately following the conduit cleaning, the sanitary sewer shall be tested with low pressure air. Air shall be slowly supplied to the plugged pipe installation until the internal air pressure reaches 4.0 pounds per square inch greater than the average back pressure of ground water that may submerge the conduit. At least 2 minutes shall be allowed for temperature stabilization before proceeding further.

The conduit shall be considered acceptable when tested at an average pressure of 4.0 psi greater than the average back pressure of ground water that may submerge the conduit, if:

The total rate of air loss from a test section in its entirety between manholes or between manhole and cleanout structures does not exceed 2.0 cubic feet per minute, or the following table may be used as a guideline for a satisfactory test by air for conduit sizes shown:

| Conduit Diameter | Allowable Pressure Drop in 10 Minutes |
| --- | --- |
| 8 inches | 2.7 psi |
| 10 inches | 2.1 psi |
| 12 inches | 1.8 psi |
| 16 inches | 1.4 psi |
| 18 inches | 1.2 psi |
| 24 inches | 0.9 psi |
| 48 inches | 0.5 psi |

Pressure gauges shall be incremented in not more than ½ pound increments for accurate tests.

Safety braces shall be required to hold plugs in place and to prevent the sudden release of the compressed air. Due to the large forces exerted by an escaping plug during the testing of the conduit, workmen shall not be allowed in the manholes in which plugs have been placed while tests are being conducted. The Contractors testing equipment shall be arranged in such a manner that a pressure relief device will prohibit the pressure in the test section from exceeding 10 psi.

Check of Line and Grade. After backfilling and cleaning, but before final acceptance, sanitary sewer conduit may be checked for line and grade by closed circuit television. A full circle of light must be seen and no conduit misplaced in line or grade. Excess deviation shall be corrected by the Contractor at the Contractor’s expense before final acceptance of the conduit.

The Contractor shall, upon completion of work involved, notify the Engineer in writing of completion and request a semi final inspection of the project. This inspection will be performed in the presence of the Engineer, AWWU, and the Contractor. Copies of a list of deficiencies, if any, indicated by the inspection will be furnished to the Contractor by the Engineer for remedial action. When corrective action has been completed, the Contractor shall notify the Engineer, and at that time an acceptance inspection will be performed.

The Contractor shall take precautions to allow no sewage to enter the sanitary sewer until it has been inspected, tested and accepted for operation and maintenance by AWWU. Deviations shall require written approval. The new sewer conduit may be tested and inspected in incremental runs, manhole to manhole.

626-3.03 RECORD DRAWINGS AND WORKING DRAWINGS. A complete and accurately dimensioned record of deviations, deletions, additions and alterations from and to the Contract Plans and Specifications shall be maintained by the Contractor to indicate the work as it is actually installed. This record drawing information shall be recorded on a print of the Plans affected, and on the applicable pages of the Specifications with supplementary notes. This record drawing set of Plans and Specifications shall be kept by the Contractor showing record conditions of conduit and appurtenances installed. Conduit and appurtenances shall be referenced by sewer stationing or force main stationing, showing design line and grade, and record line and grade.

When this sanitary sewer system is completed, the Contractor shall certify the accuracy of the construction survey notes and of each revision on the Plans and in the Specifications by written signature endorsement, and deliver them to the Engineer before final acceptance by the Anchorage Water & Wastewater Utility.

626-4.01 METHOD OF MEASUREMENT.

Sanitary Sewer Conduit. For slopes of 10% or less, by the length of the horizontal projection of the conduit from center to center of manholes or cleanouts. For slopes of more than 10%, by the length along the centerline of the conduit from center to center of manholes or cleanouts.

Drop Connection. By the number of drop connections installed.

Sanitary Sewer As Builts. By lump sum. No measurement will be made.

626-5.01 BASIS OF PAYMENT.

The contract price for Sanitary Sewer Conduit shall include piping, conduit wrap, flushing, and pressure testing.

The contract price for Drop Connection shall include piping, fittings, bends, and concrete.

Excavation, furnishing and placing bedding material, and backfill will paid for under appropriate pay items.

Providing pumping of effluent during construction will not be paid for separately, but will be subsidiary to the sewer improvements.

Payment for sewer manholes will be made under Item 604(2A) Sanitary Sewer Manhole, Type A.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

626(1)-16	16 inch Sanitary Sewer Conduit, Class 52	Linear Feet

626(3)	Drop Connection	Each

626(10)	Sanitary Sewer As Builts	Lump Sum

52365/52412-030212

- Special Provisions

Replace Section 627 with the following:

SECTION 627

WATER SYSTEM

627-1.01 DESCRIPTION.

Furnish and construct water main and service improvements both temporary and replacement, including all appurtenances, and removal of temporary water main as shown on the Plans or specified in this Section.

The term “water conduit” refers to all conduits used for water mains and water services.

The work under this section also includes all labor, materials, transportation, testing, maintenance, and service necessary to remove and reinstall all irrigation components, water, connections, valves, Irrigation control power supply, and other improvements necessary to repair the irrigation system as shown on the drawings and specified herein.  Contractor shall ensure that all irrigation components of the same type are from the same manufacturer.

627-2.01 MATERIALS

Materials shall conform to the following:

AWWU Water System

- Temporary Water Main Conduit: Subsection 706-2.05 (PVC Pipe, ANSI/AWWA C900 or C905)

- Water Service Connection: Subsection 707-2.05 (Ductile Iron Pipe, Class 52)

- Conduit Bedding for Temporary Water main Conduit: Subsection 703-2.03 (Aggregate Base Course, Grading D-2)

- Conduit Bedding for Water Service Connection: Subsection 703-2.07 (Selected Material, Type A, with 100% of particles passing the 3-inch sieve)

- Polyethylene Encasement: Polyethylene encasement material for conduit shall be 8-mils thick and conform to AWWA C105/ANSI A21.5.

- Valve Boxes:  Subsection 712-2.11

- Gate Valves: Gate valves shall be iron body, resilient-seated valves with non-rising stems for water supply service, manufactured in accordance with AWWA C509. Gate valves shall have a two (2) inch square operating nut, and shall open counterclockwise. Unless otherwise detailed on the Drawings, valve and valve/pipe interface shall be flanged type connections conforming to AWWA C110.

Nuts, bolts, and washers shall be Stainless Steel, Type 316. Carbon steel galvanized or zinc plated nuts, bolts, and washers shall not be allowed.

Thrust Restraint.  Where specified on the Plans and/or required in these specifications, PVC pipe shall be installed with restrained joint thrust restraint systems.  PVC pipe thrust restraint systems shall be EBAA Iron Series 1600 Bell Restraint Harness, EBAA Iron Series 2800 Bell Restraint Harness, EBAA Iron MEGALUG Series 2000PV Mechanical Joint Restraint for PVC, Certainteed Certa-Loks, or equal.

Ductile iron pipe restraint shall be EBAA Iron MEGALUG fittings or equal on all mechanical joints and U.S. Pipe FIELD LOK gaskets or equal on all push-on joints.

Irrigation System

- Irrigation Pipe:  Irrigation pipe for all main lines shall be High Density Polyethylene pipe (HDPE) SDR-11 Pressure Rated Tube suitable for installation in frozen ground applications.  The term “main lines” defines all irrigation pipes between the meter cage and the remote control valves of each zone for the purpose of this Contract.  Pipe sizes shall be as shown on Plans.

Irrigation pipe for all lateral lines shall be High Density Polyethylene pipe (HDPE) SDR-17 Pressure Rated Tube suitable for installation in frozen ground applications.  The term “lateral lines” defines all irrigation pipes downstream from the remote control valve of each zone to all irrigation points of the same zone for the purpose of this Contract.  Pipe sizes shall be as shown on Plans.

- Trace Wire:  Trace Wire shall be 12 gauge copper trace wire and shall be buried directly over all irrigation main lines and lateral lines 2 inches or larger.

627-3.01 GENERAL.

AWWU, through the Engineer, reserves the right to suspend the water system installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections. Suspensions of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

Complete the water system and make sure it operates properly at the time of acceptance of the work. Furnish and install all incidental parts not shown on the Plans or specified in this Section that are necessary to complete the water system.

Meet the applicable provisions of Sections 201, 204, and 603 for all clearing and grubbing, excavation, bedding, backfill, conduit, and appurtenances.

In preparation of the Drawings, efforts have been made to determine exact elevations of live utilities; however, elevations of utilities shown are not represented as exact and are shown to include approximate locations only.  Use this data for information only. The Department does not guarantee their accuracy. Confirm and mark the exact locations of all existing utilities before starting work so proper alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled. The Engineer shall have the final say as to whether the main is raised or lowered.

Before removing or disrupting service to fire hydrants, the Contractor shall contact the local Fire Department at least 48 hours in advance of any construction.

The Contractor shall notify affected property owners, the Engineer, the local Fire Department and AWWU 72 hours before interruption of water service. The Contractor shall provide temporary service to those property owners with disrupted water service if the interruption exceeds 6 hours.

The Contractor shall provide necessary fittings, valves, temporary connections or appurtenances necessary in order to maintain the water distribution system. Costs involved in service changeovers and providing temporary water service shall be subsidiary. The Contractor shall be responsible for damages incidental to interruption of service that may be due to the Contractor’s operations.

Before water system installation, the Contractor shall submit for review to the Engineer a detailed plan for the installation of the new water system. The plan shall be of sufficient detail to clearly indicate the proposed work sequence, schedules, and disruptions of water service.

627-3.02 INSTALLATION OF CONDUIT.

Install conduit and fittings according to these Specifications or the manufacturer’s recommendations.

Both line and grade shall be checked and recorded in a field book for each piece of conduit and appurtenance installed.

The Contractor shall have survey instruments such as transit and level for transferring alignment and grades from offset hubs. The Contractor shall also employ a person who is qualified to use such instruments and who shall have the responsibility of placing and maintaining such construction guides. The Contractor shall furnish to the Engineer a copy of the surveyor's record notes for the newly installed conduit and appurtenances. The practice of placing backfill over a section of conduit to provide a platform for the instruments shall be subject to the approval of the Engineer.

All adjustments to line and grade shall be done by scraping away or filling the earth under the body of the pipe and not by blocking or wedging up. Deflections from a straight line or grade, as required by vertical bends, horizontal bends, or off-sets shall not exceed eighty percent (80%) of the manufacturer’s recommendations.

All water conduit shall be bedded in material conforming to this Specification. Install bedding as shown on the Plans to provide uniform support for the pipe barrel across its full length. Bedding material shall be placed in uniform layers of not more than 12 inches in depth and compacted to 95% maximum density in accordance with Subsection 203-3.03.

Pipe and appurtenances shall be handled in such a manner to ensure delivery to the trench in a sound, undamaged condition. Particular care shall be taken not to damage the pipe, pipe coating, or lining. Before installation, the pipe and appurtenances shall be examined by the engineer.

The interior of the conduit and appurtenances shall be thoroughly cleaned of foreign matter before being lowered into the trench. The pipe shall be kept clean during laying operations by plugging.

Inspect conduit before lowering it into the trench. Replace defective, damaged, or unsound conduit.

Pipe and appurtenances shall be carefully lowered into the trench by means of derrick, ropes, belt slings, or other suitable equipment. Under no circumstances shall any of the pipe or appurtenances be dropped or dumped into the trench. Care shall be taken to avoid abrasion of the pipe coating. Poles used as levers or skids shall be of wood and shall have broad, flat faces to prevent damage to the pipe and coating. Where any part of the coating or lining is damaged, the repair shall be made by the Contractor at his expense and in a manner satisfactory to the Engineer.

Keep trenches dry to avoid laying conduit in water. Do not lay conduit when weather or trench conditions are unsuitable. Water shall be kept out of the trench by pumping, if necessary, until the jointing is complete. When work is not in progress, open ends of the pipe, fittings, and valves shall be securely plugged so that no trench water, earth or other substances will enter the pips or fittings.

Use methods to cut conduit that will produce tight joints and will not damage the conduit.

At a sufficient distance, prior to encountering a known obstacle or tie-in to an existing pipe, the Contractor shall expose and verify the exact location of the obstacle or pipe so that alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled.

Use standard lengths of conduit except where fittings require short lengths.

Remove trench sheeting and bracing above the elevation of the conduit. Do not pull, remove, or disturb sheeting below the conduit.

Where a water main crosses the location of a sanitary or storm sewer, the water main shall be raised or lowered as necessary to permit a minimum (outside diameter) vertical distance of eighteen (18) inches from the sewer line.  The Contractor may employ either of the following methods for raising or lowering a water main:

  - Raise or lower lengths of the water main as necessary on either side of the proposed sewer to allow the main to pass under or over the sewer, providing the deflection at any joint does not exceed the pipe manufacturer’s recommendations

  - The water main may be raised or lowered using four (4) pipe bends not to exceed twenty-two and one-half degrees (22 ¼°).  In special cases only, and when approved by the Engineer in advance, forty-five degree (45°) bends may be used.

The method of lowering or raising and materials to be used shall be approved by the Engineer prior to commencing Work.  The Contractor shall give seventy-two (72) hours notice to AWWU and the Engineer prior to any planned water shutoff.

Conduit Wrap: The outside of ductile iron conduit, fittings and other appurtenances shall be encased with 1 layer of 8 mil thick polyethylene film. The polyethylene encasement shall be installed using Method A of ANSI/AWWA C105/A21.5 as described below:

Method A

- Cut polyethylene tube to a length approximately 2 feet longer than the length of the conduit section. Slip the tube around the conduit, centering it to provide a 1 foot overlap on each adjacent conduit section and bunch it accordion fashion lengthwise until it clears the conduit.

- Lower the conduit into the trench and make up the conduit joint with the preceding section of conduit. A shallow bell hole must be made at the joints to facilitate installation of the polyethylene tube.

- After assembling the conduit joint and testing the bonded joint, make the overlap of the polyethylene tube. Pull the bunched polyethylene from the preceding length of conduit, slip it over the end of the new length of conduit, and secure in place. Then slip the end of the polyethylene from the new conduit section over the end of the first wrap until it overlaps the joint at the end of the preceding length of conduit. Secure the overlap in place. Take up the slack width to make a snug, but not tight fit along the barrel of the conduit, securing the fold at quarter points.

- Repair rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place. Proceed with installation of the next section of conduit in the same manner.

627-3.03 VALVES.  Contractor provided valves shall be installed where shown in the Plans by AWWU. Valves shall have the interiors cleaned of all foreign matter before installation. Contractor to provide AWWU with OSHA approved trench or shoring to access existing water main. If the valve is at the end of the line, it shall be plugged before backfilling. Before installation, the valve shall be inspected by the Contractor, in the open and closed positions to ascertain that all parts are in good working condition.

627-3.04 VALVE BOXES.  Valve boxes shall be installed over the valves as shown on the Plans, with base section centered over the operating nut of the valve and resting on well compacted backfill. Top section shall be set so as to allow equal movement above and below finished grade. Final elevation to be ¼ inch below finished grade of pavement unless otherwise directed. Top of base section shall be approximately on line with nut at top of valve stem, and the entire assembly shall be plumb.

Install tape coat on exterior of valve boxes and valve box base sections as shown on the Plans. Prepare surfaces by hand-removing all loose dirt, dust, or other foreign matter that may interfere with the tape adhesion. Power tool cleaning of the surfaces is not required.

Ensure valve box and base section surfaces are clean and dry prior to beginning coating application. Apply a thin coat of primer to the surfaces. Spiral wrap the tape with a 50% overlap. Wrap tape continuously between valve box and base section. While wrapping, press air pockets out and smooth all lap seams.

Tape coat and primer materials shall be products of the same manufacturer.

In areas where running sand is encountered, provisions shall be made to restrict sand from entering the bottom section of the valve box.

Adjust existing valve boxes by raising or lowering to conform to the final grade and the details shown on the Plans.

Mark valve boxes with markers consisting of 2.5-inch diameter galvanized steel pipe, 7 feet in length, with 3 feet buried in the ground. Paint markers “Caterpillar Yellow” and paint 2-inch stenciled black numerals showing the distance and direction to the valve box. Markers shall be located on the nearest property line, due north, south, east, or west of the valve box at a maximum distance of 50 feet, unless otherwise directed by the Engineer. Markers are not required where valve boxes are located in paved areas. Markers shall be labeled:

VB  (feet)   (direction)

The Contractor shall expose all valve boxes for pre-final and final inspection. After final inspection of the valves located in unpaved areas, sawdust shall be poured directly over the valve box lid and covered with gravel to facilitate location in the future.

627-3.05 FLUSHING AND TESTING.

Prior to any tests performed, all newly installed water facilities shall be open-bore flushed.  Water, sewer and storm sewer main and service trenches shall be substantially filled and compacted. The Contractor, at his option, shall perform the disinfection, hydrostatic testing and continuity testing in any order of sequence.  Hydrostatic testing of water line containing a chlorine mixture shall not be allowed.  The Contractor is made aware that in the event repairs are made on the system in order to pass the hydrostatic test, and these repairs are made subsequent to disinfection of the system, then the open-bore flush and the disinfection will be null and void and shall be repeated to the satisfaction of the Engineer after the repairs are made.  Disinfection will not be allowed until all open-bore flush pipes are removed and the water system is sealed.  Costs for repeat disinfection and flushing shall be incidental.

Continuity tests will not be performed until all excavation has been completed and backfilled. AWWU's representative must be present for all testing and flushing.

A request to supply water for flushing, testing, and disinfecting shall be scheduled in writing with the Engineer at least 24 hours prior to obtaining AWWU-supplied water.  The request for flushing, testing, and disinfecting will be subject to water availability.  In the event of high water demand or low water availability within the AWWU water system, meeting Contractor's schedule may not be possible.

Contractor shall submit, in writing, for the Engineer to review and approve a schedule and procedure for the testing and flushing of all newly installed pipe.  When, in the opinion of the Engineer, the testing and flushing schedule and procedure is deficient, inadequate, improper, or conditions are such that the impact to existing water service areas are adversely affected by service interruptions, Contractor will be notified in writing by the Engineer.  Such notification shall be accompanied by a statement of the corrective action to be taken.  Contractor shall adhere to the testing and flushing schedule and comply with such instruction as directed by the Engineer.

1.	Flushing.

All newly installed water facilities shall be open-bore flushed to remove any foreign matter.  Open-bore flushing shall be accomplished prior to hydrostatic testing and disinfection at each extremity of the main, including all stub outs and dead ends.  The Contractor shall furnish, install and remove all fittings and pipes necessary to perform the flushing, at no additional cost.  Under no circumstances will open bore flushing through hydrants or reduced outlets be permitted.

Under no circumstances will disposal of spent flushing water be directed to the sanitary sewer system.

A request to supply water for flushing, testing, and disinfecting shall be scheduled in writing with the Engineer at least 24 hours prior to obtaining AWWU supplied water.  The request for flushing, testing, and disinfecting will be subject to water availability.  In the event of high water demand or low water availability within the AWWU water system, meeting Contractor's schedule may not be possible.

It will be the Contractor's responsibility to notify the Engineer and AWWU forty eight (48) hours in advance of any flushing operations.  The Contractor shall provide a plan for approval by the Engineer for the disposal of the discharge waters from the open-bore flush. The governing authority shall approve discharge location. Flushing of newly constructed mains may be required between the hours of 1:00 a.m. and 6:00 a.m. depending upon the availability of water, as authorized by AWWU. The Department will not be responsible for any cost incurred by the Contractor for flushing.

When, in the opinion of the Engineer, the Contractor’s proposed testing and flushing schedule and procedure is deficient, inadequate, improper, or conditions are such that the impact to existing water service areas are adversely affected by service interruptions, the Contractor will be notified in writing by the Engineer. Such notification shall be accompanied by a statement of the corrective action to be taken. Contractor shall adhere to the testing and flushing schedule and comply with such instruction as directed by the Engineer.

2.	Hydrostatic Testing.

A hydrostatic test (Pressure Test) will be conducted on all newly constructed water mains after open-bore flushing in the presence of an AWWU representative in accordance with the requirements of the referenced AWWA standards unless hereinafter modified. The Contractor shall furnish all necessary assistance, equipment, labor, materials, and supplies (except the test pressure gauge) necessary to complete the test to the satisfaction of the Engineer.  The Contractor shall suitably valve-off or plug the outlet to the existing or previously-tested water main at his expense, prior to making the required hydrostatic test. Prior to testing, all air shall be expelled from the pipe. If permanent air vents are not located at all high points, the Contractor shall, at his expense, install corporation cocks at such points so the air can be expelled as the line is slowly filled with water.

All main valves shall be tested.  All intermediate valves within the section being tested will be closed and reopened as directed by the Engineer during the actual test. Only static pressure will be allowed on the opposite side of the end valves of the section being tested.

All hydrostatic testing will be performed through test copper. Use of fire hydrant and service connections for testing will not be allowed.

The hydrostatic pressure shall be one hundred fifty (150) psi. The duration of each hydrostatic pressure test shall be thirty (30) minutes. After the required test pressure has been reached, pumping will be terminated. If the pressure remains constant for 30 minutes without the aid of a pump, the results of the test shall be considered satisfactory as approved by the Engineer. The leakage allowance described in ANSI/AWWA 600 shall not be allowed.

The Contractor shall notify the Engineer forty-eight (48) hours, (two (2) working days) prior to any test and shall notify the Engineer two (2) hours in advance of the scheduled time if the test is to be canceled. In the event the Engineer has not been notified of cancellation and the Contractor is not prepared for the test as scheduled, the Contractor shall reimburse the Engineer for all expenses incurred. These will include, but not be limited to, salaries, transportation and administrative costs.

3.	Disinfection.

Chlorine shall be used for disinfection per the current edition of ANSI/AWWA C-651. Chlorine shall be applied by one of the following methods: (1) liquid chlorine gas-water mixture, (2) direct chlorine gas feed, or (3) calcium hypochlorite and water mixture. Calcium hypochlorite shall be comparable to commercial products known as HTH, Perchloren or Machochlor. The chlorinating agent shall be applied at the beginning of the section through the test copper pipe adjacent to the feeder connection, insuring treatment of the entire line. Under no conditions shall the chlorinating agent be introduced through a fire hydrant. Water shall be fed slowly into the new line with chlorine applied in amounts to produce a dosage a minimum of twenty-five parts per million (25 ppm). Application of the chlorine solution shall continue until the required dosage is evident at all extremities of the newly laid line.  Contractor may submit alternate disinfection methods to the Engineer for review.

Calcium hypochlorite shall be mixed into a solution of water and injected or pumped into the water main. During the chlorination process, all intermediate valves and accessories shall be operated. Valves shall be manipulated so that the strong chlorine solution in the line being treated will not flow back into the line supplying the water. Hydrostatic testing of a water line containing the chlorine mixture will not be allowed.

A residual of not less than ten parts per million (10 ppm) chlorine shall be retained in all parts of the water main after twenty-four (24) hours. After which this residual shall be flushed from the line at its extremities until the replacement water tests are equal chemically and bacteriologically to those of the permanent source of supply. The Contractor shall provide a plan for approval by the Engineer for disposal of chlorinated waters from the disinfection of the system. The governing authority shall approve the de-chlorination discharge method and location. In no instance shall a water main be chlorinated before open-bore flushing. Under no circumstances shall the spent chlorine solution be discharged to the sanitary sewer system without prior approval of the Engineer. The governing authority shall approve the discharge location.

After dechlorination is complete, the Contractor shall provide access and accommodate in its schedule for coliform testing. The Engineer shall collect two sets of acceptable samples, taken 24 hours apart, of water from the disinfected piping. The samples shall be tested in accordance with AWWA C651 Standard Methods for the Examination of Water and Wastewater, and show the absence of coliform organisms. Samples shall be collected by a qualified person and processed in a certified lab. All preparation and coordination required for disinfection testing and re-testing shall be the responsibility of the Contractor.  Additional compensation or contract time extensions for re-testing due to inadequate disinfection will not be granted.

CHLORINATION

Pipe Diameter (ID)		Dosage (oz.) per 100 feet

4" 						.34

6"						.76

8" 						1.34

10" 						2.10

12" 						3.02

14" and larger 			   D2 x 3.02

1. D is the inside diameter in feet.

2. One Heaping Tablespoon = ½ oz.

The above table is to be used as a guide for chlorinating water mains by the calcium hypochlorite and water mixture method. The Contractor shall use a dosage per one hundred feet (100’) that results in a minimum chlorine solution of twenty-five parts per million (25 ppm).  This dosage takes into account that Contractors most frequently used granular HTH, which is sixty-five percent (65%) pure. If another chlorinating agent is used, the dosage must be adjusted. Caution should be exercised against producing too high a concentration of chlorine in the line, as approved by the Engineer.

The interior of all conduit and fittings used in relocating a water main or service shall be swabbed or sprayed with one percent (1%) hypochlorite solution before they are installed.

627-3.07 IRRIGATION SYSTEM REMOVAL AND RECONSTRUCTION.

Prior to beginning excavation and partial system removal, Contractor shall meet with the Engineer and ANC Field Maintenance for a walkthrough of the existing system, including the location of existing valves, valve boxes, sprinkler heads, rotors, in-line system valves and other irrigation system components.

System components that are identified to be within the excavation limits necessary for storm sewer conduit installation shall be located, identified and surveyed prior to removal.  Removed components shall be reused after storm sewer conduit installation.

Isolate the irrigation system within the excavation limits by closing irrigation gate valves.  Remove remaining water thru existing blowoff valves.  Remove existing valves, rotors, sprinklers, and other irrigation system components in a clean, workmanship like manner for reinstallation.  Remove existing piping within excavation limits.

After storm sewer installation and backfill, install new HDPE piping and re-install existing valves, rotors, sprinklers, and other removed irrigation components.

Pressure Test.  A pressure and leakage test will be conducted in the presence of the engineer following a 24 hour curing period for all heat weld joints.  The irrigation lines shall be tested under hydrostatic pressure to 8 bars.  Pressure shall be sustained in the lines for not less than four (4) hours. If leaks develop, the joints shall be replaced and the test repeated until the entire system is proven water tight.  Tests shall be observed and approved by the Engineer prior to completion of backfill.

627-4.01 METHOD OF MEASUREMENT.

Water Service Conection.  By the number of water services installed.

Relocate Water Main.  By the number of units complete in place without regard to the diameter of the water main or length required to relocate.

Relocate Water Service.  By the number of units complete in place without regard to the diameter of the water main or length required to relocate.

Restore Existing Irrigation System.  By lump sum.  No measurement will be made.  Acceptance by the Engineer of the completed and tested system shall constitute measurement of the system.

Temporary Water Main Conduit.  By the linear foot along the centerline of the conduit from center to center of fittings or valves as shown in the Plans.

Valves, Valve Boxes and Markers.  The quantity to be paid will be the actual number of valves, including valve boxes and marker posts, of each class and size furnished.  Installation of valve to be performed by AWWU.

Water System As Builts.  By lump sum. No measurement will be made.

Abandon Water Service.  By the number of water services abandoned.

627-5.01 BASIS OF PAYMENT.

The contract price for pay item 627(8) Water Service Connection shall include piping, fittings, thrust blocks & restraints, polyethylene encasement, excavation & bedding, flushing, testing and disinfection.  Removal of existing water service piping and appurtenances shall be considered incidental to this pay item.

The contract price for Relocate Water Main and Relocate Water Service shall include piping, thrust blocks & restraints, fittings, polyethylene encasement, testing and disinfection.  Insulation board and anodes shall be incidental to these pay items.

The contract price for Temporary Water Main Conduit shall include piping, thrust blocks & restraints, fittings, polyethylene encasement, excavation & bedding, flushing, testing and disinfection.  Removal of the temporary water main conduit and fittings shall be incidental to this pay item.

The contract price for Valves, Valve Boxes and Markers includes valve, valve box, tape coating, marker, and excavation to existing water main for valve installation.  Installation of valve to be performed by AWWU.

The contract price for Abandon Water Service includes removal of existing gate valve and installation of blind flange on existing tee.  .

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

627(8)	Water Service Connection	Each

627(9)	Install 12-Inch Gate Valve	Each

627(11)	Relocate Water Main	Each

627(12)	Relocate Water Service	Each

627(13)	Restore Existing Irrigation System	Lump Sum

627(14)	Temporary 12-Inch Water Main Conduit	Linear Foot

627(15)	Water System As Builts	Lump Sum

627(16)	Abandon Water Service	Each

52365/52412-030212

Add the following Section:

SECTION 629

PUMP STATION FACILITY

Special Provisions

629-1.01 DESCRIPTION.

This work includes constructing a Storm Drain Pump Station facility as in conformance with the Plans and these special provisions.

629-2.01 RELATED SECTIONS.

Materials and construction shall conform to the requirements of the following Sections:

Section 205 - Excavation, Backfill and Foundation Fill for Major Structures

629-3.01 CONCRETE MATERIALS.

Shall conform to the following:

1.	Concrete Form Materials

A.	Plywood: PS-1, CC grade with exterior glue, minimum.

B.	Lumber:  Species, grade, and size as appropriate for job.

C.	Steel:  Minimum 16-gage sheet, well matched, tight fitting, stiffened to support weight of concrete without deflection detrimental to tolerances and appearance of finished surfaces.

- 2.	Formwork Accessories

- A.	Form Ties:  Snap-off metal of fixed length; cone type; one inch break back dimension; free of defects that will leave holes no larger than 1-1/4 inches diameter in concrete surface.  Install form ties with waterproofing washer.

- B.	Form Release Agent:  Colorless material which will not stain concrete, absorb moisture, or impair natural bonding or color characteristics of coating intended for use on concrete.  No compounds allowed that contain hydrocarbons, wax, silicone, grease, other hazardous substances, or other substance that will transfer to the concrete and impair adhesion of waterproofing.

- C.	Fillets for Chamfered Corners:  Wood strips or rigid plastic 3/4 x 3/4 inch size; unless shown otherwise in the Drawings.  Installed in maximum possible lengths.

- D.	Wood:  Clear with planed, forty-five degree bevel, no defects on bevel surface.

- E.	Plastic or Rubber:  Manufacturer's standard.

- 3.	Reinforcing Materials

- A.	Reinforcing Steel:  ASTM A615, 60 ksi yield grade billet-steel deformed bars uncoated finish.  All bars shall be free of rust and loose scale at time of delivery.

- 4.	Accessory Materials

- A.	Tie Wire:  Minimum 16 gage, black, double annealed

- B.	Chairs, Bolsters, Bar Supports, Spacers:  Conform to "Bar Support Specifications", CRSI Manual of Standard Practice, MSP-1.  Type and Finish:  ACI 301, Section 5.5.3.  Class A except Class C, where surfaces exposed to weather; place in forms so that no supports are in contact with forms or surfaces of concrete to be exposed.  Sized and shaped for strength and support of reinforcement during installation and placement of concrete.

- C.	Rigid Insulation: Extruded polystyrene (EPS) per ASTM C578 conforming to the following requirements:

- 1.	Minimum thermal resistance “R” for 1 inch: 5 at 25 degrees F per ASTM C177 or ASTM C518.

- 2.	Minimum compressive resistance: Less than 10% deformation under 16 psi uniform loading per ASTM D1621.

- 3.	Maximum water absorbtion: 0.25% by volume after 24 hours immersion per ASTM D2842 or C272.

- D.	Below Grade Damproofing: Opaque, thick consistency (high build) liquid coating recommended by it’s manufacturer for use on exterior concrete below grade as a water repellant coating.  The coating shall be suitable and compatible for use under the rigid plastic foundation insulation specified.  Acceptable manufacturers and products:

- 1.	Standard Dry Wall Products, Inc. “Thoro Seal Foundation/Plaster Mix Cementitious Coating.”

- 2.	Sonneborn “Hydrocide cold applied asphalt emulsion dampproofing.”

- E.	Bentonite Waterproofing: Waterproofing system of granular bentonite between layers of polypropylene geotextile fabric suitable to provide continuous building protection against water intrusion for below-grade concrete structures.  Acceptable Manufacturers:

- 1.	Colloid Environmental Technologies Co. (CETCO).

- 2.	Miradri moisture protection products “Miralay” system.

- F.	Post-Installed Adhesive Anchors:  Post-Installed Adhesive Anchors shall be "HIT HY-150 MAX SD" by Hilti Fastening Systems, "POWER-FAST +" by Powers Fasteners, "SET EPOXY-TIE" by Simpson Strong-Tie Anchor Systems, or approved equal.  ICC certification required.  Anchor rods for adhesive type anchors shall be "HAS" rod material by Hilti Fastening Systems, or approved equal.  Anchor rods shall be stainless steel and ASTM F 593.  Size and embedment is noted on the Drawings.

- G.	Drilled-in epoxy dowels shall be steel reinforcement per the structural Drawings.  Epoxy anchored in drilled hole with embedment as noted on the drawings (6 bar diameter minimum).  Hole drilling, epoxy injection and dowel placement shall be in accordance with manufacturer's written recommendations.  Epoxy shall be "HIT HY-150 MAX SD" by Hilti Fastening Systems, "POWER-FAST +" by Powers Fasteners, "SET EPOXY-TIE" by Simpson Strong-Tie Anchor Systems, or approved equal.  ICC certification required.

- H.	Where grout is specified on the Drawings, use an epoxy grout similar to Sikadur 42, Grout-Pak.  Epoxy grout shall be non-shrink, moisture tolerant, corrosion resistant grout with a 7 day minimum compressive strength of 10,000 psi.  Grout shall be flowable.  Grout shall be suitable for exterior applications and resistant to water and salt penetration and damage from freeze-thaw cycles.  Follow all manufacturer's written instructions.

- 5.	Concrete Materials

- A.	General:  Equivalent to Ready-Mixed Concrete, ASTM C94.

- B.	Cement:  ASTM C150, air entraining Type IA or air entraining Type IIIA, gray color.

- 6.	Admixtures

- A.	Air Entrainment:  ASTM C260.

- B.	Chemical Admixture:  ASTM C494, Type A - water reducing, Type D - water reducing and retarding, Type E - water reducing and accelerating, or Type F - water reducing, high range admixtures.

- C.	Accelerator:  Grace "Durex AEA", Sonneborn/Contech "Trimix", or approved, when approved by the Engineer.

- D.	Admixtures shall not contain calcium chloride.

- 7.	Concrete Accessories

- A.	Bonding Agent:  Commercially manufactured product with written recommendation by the manufacturer for use in proposed application.  Product data must be submitted for approval prior to application.  Furnish a structural epoxy adhesive and protective coating similar to Sikadur 32 Hi-Mod.  Bonding agent shall be moisture insensitive.  Roughen existing concrete surfaces to a minimum of 1/8 inch amplitude (larger amplitudes may be noted on the Drawings) before applying bonding agent.  Epoxy system shall have a minimum of 3000 psi tensile strength, and a minimum of 8000 psi compressive strength.  Mix thoroughly and apply strictly in accordance with the manufacturer's written directions; do not use when ambient temperature is below 60 degrees F.  Place fresh concrete immediately and while bonding agent is still tacky.

- B.	Curing Material:  ASTM C171, "Waterproof Sheet Material", or ASTM C309, "Curing Compounds".  Furnish "Hydocide Curing Compound", "Kure-N-Seal", or KNS 309 by Sonneborn/Contech, or approved.

- C.	Waterstop:  Commercially manufactured product with written recommendation by manufacturer for use in proposed application.  Product data must be submitted for approval prior to application.  Install where noted on the Drawings and follow all manufacturer installation recommendations.  For joints between slabs/footings and walls, use a continuous PVC waterstop similar to "DuraJoint" by "Four Seasons Industries."  PVC waterstops shall be ribbed type without a center bulb.  For joints between pipe penetrations and walls, refer to Mechanical Drawings.

- D.	Traffic Deck Coating System:  Where a traffic deck coating system is specified on the Drawings, use an elastomeric, waterproofing pedestrian coating similar to "TAMMSDECK SYSTEM" by the Euclid Chemical Company.  Coating shall have an anti-skid surface, shall be impervious to water, bond to concrete, and durable to weather and pedestrian traffic.  Coating color shall be grey.  Follow all manufacturer's written application instructions.

- 8.	Concrete Mix

- A.	Mix concrete in accordance with ASTM C94 in proportion given in these Specifications:

- B.	Minimum 28 Day Compressive Strength - 4,000 psi.

- C.	Cement Factor - 520 pounds per cubic yard minimum.

- D.	Aggregate - Course aggregate maximum size 1 inch, sand content forty to fifty percent by weight.

- E.	Water Cement Ratio - 0.45 maximum by weight.

- F.	Air entrainment - 5-1/2 percent ± 1-1/2 percent.

- G.	Slump - Two to four inches.  Maximum slump as determined by ASTM C143.

- 9.	Guard Rails & Miscellaneous Steel

- A.	Aluminum Access Hatches: Double leaf, channel frame, aluminum diamond pattern plate rated for 300 psf live load.  Hatch shall have stainless steel slam lock, automatic hold open arm and cover release, continuous EPDM debris gasket, and forged aluminum hinges with stainless steel pins. All hardware shall be corrosion resistant.  Each access hatch shall be clearly and permanently labeled as "CONFINED SPACE" on a hatch door.

- B.	Guard Rails & Miscellaneous Steel:  All steel shall be hot-dip galvanized per ASTM A123 or A153, G60 (min) after assembly.  All fasteners shall be hot-dip galvanized unless noted otherwise as stainless steel on the Drawings.  All structural steel shall conform to AISC and ASTM specifications as follows.

- 1.		Plates and Bars; ASTM A36

- 2.		Structural Pipe; ASTM A53, grade B

- a.	Refer to Mechanical Drawings and Specifications for piping requirements for piping that is part of the storm water pumping operation.

- 3.		Bolts; ASTM A307

- 4.		Stainless Steel; Type 316

- 629-3.02 MECHANICAL MATERIALS Shall conform to the following:

- 1.	Submersible Pumps and controls

- A.	General: Provide four (4) sets of electric submersible non-clog storm water pumps (explosion proof pumps) complete with four (4) sets of 100 feet of power and sensor cables.

- 1.	Each pump shall have the following capacities:

- For West 50th Pump Station: 6,732 GPM @ 70ft TDH.

- For Airpark “K” Pump Station: 4,488 GPM @ 50ft TDH.

- 2.	Manufacturers:  ABS Pump Model AFP3003, ITT Flygt Model NP, Yeomans, or equal.

- B.	Construction

- 1.	Pump:  Pump shall be of gray cast iron, ASTM A-48 Class 35B or 40 with smooth surfaces devoid of porosity or other irregularities.  Exposed bolts and nuts shall be AISI type 316 stainless steel.  All metal surfaces coming into contact with the pumped media shall be protected by factory applied spray coating of acrylic dispersion zinc phosphate primer with a polyester resin paint finish on the exterior of the pump.   Sealing design for the pump/motor assembly shall incorporate metal to metal contact between machined surfaces.  Critical mating surfaces where watertight sealing is required shall be machined and fitted with Nitrile or Viton rubber O-rings.  Rectangular cross sectioned gaskets requiring specific torque limits to achieve compression shall not be considered as adequate or equal.  No secondary sealing compounds shall be used.

- 2.	Impeller:  The impeller(s) shall be of gray cast iron, Class 35B, dynamically balanced, semi-open, multivane, back-swept, non-clog design. The impeller vane leading edges shall be mechanically self cleaned upon each rotation as they pass across (a) spiral groove(s) located on the volute suction which shall keep them clear of debris, maintaining an unobstructed impeller leading edge and sustaining a high level of hydraulic efficiency. The impeller vanes shall have screw-shaped leading edges that are hardened to Rc 45 and shall be capable of handling solids, fibrous materials, heavy sludge and other matter found in wastewater. The screw shape of the impeller vanes shall provide an inducing effect for the handling of sludge and rag-laden wastewater. Impellers shall be locked to the shaft, held by an impeller bolt and treated with a corrosion inhibitor.

- 3.	Wearing Ring:  It shall be replaceable cast iron, ASTM A-48 Class 35B or 40 securely fitted into the pump casing.

- 4.	Pump Volute:  The pump volute shall be of A48 Class 35B gray cast iron and shall have (an) integral spiral shaped cast groove(s) at the suction of the volute. The internal volute insert ring shall provide effective sealing between the pump volute and the multi-vane, semi-open impeller. The sharp spiral groove(s) shall provide a release pathway as well as shearing edges for trash and stringy materials to maintain clear impeller leading edges. The clearance between the internal volute bottom and the impeller leading edges shall be adjustable.

- 5.	Shaft:  The pump shaft and motor shaft shall be an integral unit.  Each shaft shall be type 420 stainless steel material (or C-1035 where it does not get in contact with flowing media) and adequately designed to meet the maximum torque required at any normal start up condition or operating point in the system.

- 6.	Rotating Assembly:  The rotating assembly (impeller, shaft, and rotor) shall be dynamically balanced so that undue vibration or other unsatisfactory characteristics will not result during the pump operation.

- 7.	Mechanical Seal:  Each pump shall be equipped with a tandem mechanical shaft seal system consisting of two totally independent seal assemblies.  The seals shall operate in a lubricant reservoir that hydro-dynamically lubricates the lapped seal faces at a constant rate.  The seal shall not rely  upon the pumped media for lubrication and shall not be damaged when the pump is run dry.

- 8.	Bearings:  The pump shaft shall rotate on two bearings.  Motor bearings shall be permanently grease lubricated.  The upper bearing shall be a single roller bearing.  The lower bearing shall be a two row angular contact bearing to compensate for axial thrust and radial forces.  B-10 bearing life shall be a minimum of 50,000 hours at BEP.

- 9.	Motor:  The pump motor shall be a NEMA B design, induction type with a squirrel cage rotor, shell type design, housed in an air filled, watertight chamber. The stator windings shall be insulated with moisture resistant Class H insulation rated for 180C (356F). The motor shall be inverter duty rated in accordance with NEMA MG1, Part 31. The stator shall be heat-shrink fitted into the cast iron stator housing. The use of multiple step dip and bake-type stator insulation process is not acceptable. The pump motor shall be suitable for operation in a Class I, Division II, Group D hazard rated environment, shall be capable of continuous submerged operation, and capable of at least 15 evenly spaced starts per hour.

- 10.	Thermal Protection:  All stators shall incorporate thermal switches in series to monitor the temperature of each phase winding.  The thermal switches shall open at 125C (260F), stop the motor and activate an alarm.

- 11.	Cooling System:  Each unit shall be provided with an adequately designed cooling system.

- 12.	Seal Failure Warning System:  An electrical probe shall be provided in the oil chamber for detecting the presence of water in the oil chamber.

- 13.	Power Cables:  The power cables shall be sized according to NEC and CSA Standards and shall be of sufficient length to reach the junction box without splices. Cable shall be sized according to NED and ICEA standards.

- C.	Four (4) sets of non-sparking guide rail assemblies including cast iron pump bracket, cast iron base discharge elbow, and stainless steel upper guide bracket.

- D.	Four (4) sets of pump lifting system assemblies including pump lifting shackles, lifting chain (total 80 feet of 3/8” chain, galvanized), safety hook assemblies, etc.

- 2.	Storm Water Piping

- A.	Pipe 4-inch and Larger:  Ductile-iron pipe shall conform to AWWA C151/A21.51, Thickness Class 52, minimum. Flanged pipe shall conform to AWWA C115/A21.15. Fittings shall conform to AWWA C110/A21.10 or AWWA C153/A21.53, Thickness Class 52, minimum.. Fittings shall have pressure rating at least equivalent to that of the pipe. Ends of pipe and fittings shall be suitable for the joints specified hereinafter. Pipe and fittings shall have cement-mortar lining conforming to AWWA C104/A21.4, standard thickness.

- B.	Black steel, Schedule 40, ASTM A53, Type S, Grade Fittings, wrought steel butt-welding, ASTM A234 and ANSI/ASME B16.5.

- C.	Flanges shall be slip-on type and bored to match pipe outside diameter.

- 3.	Air Release Valve

- A.	General: See specification Section 603(25) Air Release Valve and Plans for additional requirements.

- 1.		Provide each pump station with the following air release valves:

- West 50th Pump Station: two (2) 3”

- Airpark “K” Pump Station: one (1) 4”

- 4.	Electric Unit Heater

- A.	Provide one (1) 5.0 kW electric unit heater for the Wet Pit, Explosion proof/Corrosion Resistant with wall or ceiling mounting type swivel bracket, built-in controls include primary and secondary automatic reset over temperature cutouts; controlling and back-up contactors; and a time delay relay for running the fan to cool the elements after the elements are de-energized. Provide with remote room thermostat, refer to the drawings for operating temperature range.  The Wet Pit area is classified as Class 1, Div. 2 and equipment, enclosures, and devices shall meet the rating.  INDEECO, COMPACT Catalog No. 236-F01T-0055U, 5.0 kW, 480/3/60, T2C, option C.

- 1.	Manufacturers:  INDEECO, or approved equal as allowed by the Engineer.

- 5.	Identifying Devices And Labels

- A.	General:  Manufacturer's standard products of categories and types required and where more than one type is specified for listed application, selection is Installer's option, but provide single selection for each product category.

- B.	Equipment Nameplates:  Plastic laminated (black and white) nameplate with operational data engraved and permanently fastened to equipment.

- 629-3.03 ELECTRICAL MATERIALS

- 1.	Submittals

- A.	Product data sheets with manufacturer’s information shall be submitted for the following:

- 1.	Conduit, Raceway, and Fitting(s)

- 2.	Conductor(s) and Cabling

- 3.	Wiring Device(s)

- 4.	Pump Control Panel(s)

- a.	Provide the following prior to panel fabrication:

- 1)	Ladder diagram with ladder rung numbers and coil/contact line numbers

- 2)	Front panel layout drawing

- 3)	Panel interior layout drawing

- 4)	Bill of materials

- 5)	Product data sheets for all components with manufacturer’s information

- 6)	Verification of listing is to be displayed on the Drawings

- 7)	Provide fuse/circuit breaker sizes coordinated with actual installation (sizes shown on the Drawings are nominal), if applicable

- 5.	Mini Power Zone(s)

- 6.	Fusible Panelboard(s)

- 7.	Fusible Switch Disconnect(s)

- 8.	Double-Pole Manual Transfer Switch(es)

- 9.	Variable Frequency Drive(s)

- 10.	Combustible Gas Detector(s)

- 11.	Luminaire(s)

- 12.	Single-mode, 6-strand, fiber optic cable for underground applications

- 13.	Telecommunication 1-1/2” HDPE conduit for underground fiber optic cable installation

- 14.	Heat trace system

- B.	Red-lines shall be submitted to the Engineer at the end of the project.

- C.	O&M Manuals (hard-copy and electronic)

- 2.	Materials

- General

- 1.	All equipment and materials provided on this project shall be listed for use by a nationally-recognized testing laboratory (NRTL) such as Underwriter’s Laboratory (UL) and Factory Mutual (FM).

- 2.	Pumps, motors and devices installed in classified areas shall be listed for use in Class I, Division II, Group D, hazardous locations.

- 3.	All equipment and materials located in unclassified, exterior locations shall be installed in NEMA-3R-rated enclosures.

- 4.	Pump control panel shall be located in an unclassified location. Pump control components shall be installed in accordance with the requirements of NEC and their respective listing.  Wet well, manholes, and hand holes require that control devices extending into the wet well shall be explosion-proof or served via intrinsically safe circuitry.

- 5.	Provide manufacturer’s certificates of conformance and performance.

- B.	Conduit, Raceway and Fittings

- 1.	Plastic Coated Rigid Steel Conduit

- a.	Rigid Steel Conduit with bonded outer coating of Polyvinyl chloride (PVC), nominal 40 mils in thickness, applied by plastisol dip of fluidized bed fusion method.  Prime conduit with adhesive primer to ensure permanent bond of PVC coating.

- b.	Elbows, bends, and fittings shall be made of full weight materials complying with the above and shall be coated and threaded the same as conduit.

- c.	Threads for conduit shall be tapered and cleaned cut.  All threads shall be galvanized after cutting.

- d.	Conduit shall be 3/4-inch trade size or larger and shall be manufactured by Republic Steel “Plastic Coated Galvite”, Robroy Industries “Plasti-Bond”, Perma-Cote, or approved equal.

- e.	Provide conduit seals as required

- 2.	“Liquidtight” Flexible Metal Conduit

- a.	Liquidtight flexible conduit shall be manufactured from galvanized steel strip, sealed with a polyvinyl outer jacket and shall be UL listed.

- b.	Fittings shall be designed for use with liquidtight flexible conduit and shall maintain electrical continuity throughout fittings and conduit.

- c.	Liquidtight flexible metal conduit shall be 1/2-inch trade size or larger and shall be manufactured by O-Z/Gedney Co., Southwire Co., or approved equal.

- 3.	High-density poly-ethylene (HDPE) Conduit

- a.	Smooth Interior and smooth exterior wall

- b.	Provide with detectable strip

- C.	Conductors and Cabling

- 1.	Feeder and Branch Circuit Wiring

- a.	Insulation shall be 600-volt type XHHW-2 type.

- b.	Wiring in fixture channels shall be rated 90 °C or over, 600-volt.

- c.	Do not install thermoplastic insulated conductors when the temperature is below 32 °F.

- 2.	Flexible Cord:  All flexible cord shall be type SOW-A.

- 3.	Control Cable:  Wiring in control panel enclosures shall be MTW or equal. Refer to “Feeder and Branch Circuit Wiring” above for control wiring outside of enclosure.

- 4.	Miscellaneous:  Miscellaneous wire and cable for special purpose applications and not covered in the categories as indicated above, shall be as shown on the plans and/or required by the intended use.

- 5.	Minimum Size

- a.	Unless specified otherwise, minimum wire sizes shall be as follows:

- 1)	Branch circuit wiring;  #12 AWG

- 2)	Control circuit wiring;  #14 AWG

- 3)	Low voltage switching circuits if a part of an approved cable assembly; #20 AWG (#16 AWG otherwise)

- 4)	Cable or conductors for other special systems shall be as described in other Sections of the Specifications, noted on the Drawings, or recommended by the equipment manufacturer.

- 6.	Conductors

- a.	All power conductors used on this project shall be stranded copper.

- b.	Stranded control, communication, and alarm conductors shall have compression terminations where terminated on screw terminals.

- D.	Wiring Devices

- 1.	All wiring devices in exterior locations shall be listed for wet locations.

- 2.	All power receptacles shall be duplex, NEMA 5-20R receptacles with a dedicated circuit. Receptacles in exterior locations shall be GFCI-rated with a weatherproof enclosure.

- 3.	Light switches shall be in weatherproof enclosures, and shall be labeled to identify location served (i.e. wet well, rack location).

- E.	Pump Control Panel(s)

- 1.	General: Rack and/or floor mountable, NEMA 3R rated enclosure with internal heater. Input voltage at 120volts/1-phase/60 Hz.  PLC controlled to execute the control strategy shown on the drawings.  UL-listed assembly (manufacturer-listed or UL508A listed) with minimum following components:

- a.	120V Control points to each VFD.

- b.	Hand-off-auto selector switches for each pump.

- c.	Green “pump-on” indicators (LED) for all pumps.

- d.	Red “seal failure” indicators (LED) for all pumps.

- e.	Red “over-temperature” indicators (LED) for all pumps.

- f.	Moisture detection sensor relays for all pumps.

- g.	Pump start sequencer and pump controller.

- h.	Reverse “Jog” capability for all pumps.

- i.	Liquid level transducers/circuitry.

- j.	Amber tank level indicators for Low, Med and High tank levels.

- k.	Red tank level indicator for High-High tank level.

- l.	Red alarm light (flashing) on panel exterior and buzzer on interior for Over Temp, Moisture (seal failure), High-High tank level indication, communication failure, Ground Fault or other internal system trouble conditions.

- m.	Alarm silence function

- n.	Thermal magnetic circuit breakers for control and power circuits.

- o.	Elapsed time meter(s) for each pumps.

- p.	Control circuit surge arrestors.

- q.	Hi/Low voltage and phase monitor w/pump run inhibit.

- r.	Digital and Analog VFD Speed Control as shown on drawings.

- s.	Flashing Yellow, Fiber Communications failure lamp.

- t.	2 sets of spare dry contacts (Form C) for each level set point.

- u.	2 sets of spare dry contacts (Form C) for all pump status indicators.

- w.	Combustible gas detector connection

- 2.	Control panel shall be a completely-assembled, factory or shop fabricated unit, wired and tested before shipment to the job site.  Panel construction shall, in general, meet JIC EMP-1-1967 standards, NFPA 76 and applicable NEMA and IEEE standards. For meeting DOT requirements control panel fabrication shall also conform to Fed Spec W-P 11c, Type-1, Class-1 and Fed Spec W-P 115c,Thpe-1, Class-2 where applicable. The panels shall be constructed in accordance with the standards and bear the label of an accredited nationally recognized testing laboratory.

- 3.	Panel shall include internal heater(s) to maintain internal temperatures above 32 Deg. F. under a –20 Deg F. ambient outdoor temperature.

- 4.	The entire assembled panel shall be meggered and tested to be free from grounds and shorts.  All controllers, circuits and interlocks shall be rung out and tested to assure that they function correctly before the panel is shipped.  Revise all drawings upon completion of the work to show “as shipped” condition of the panel.

- 5.	After completion of shop assembly and testing, panels shall be enclosed in heavy-duty polyethylene envelopes or secured sheeting to provide complete protection from dust and moisture.  Dehumidifiers shall be placed inside the polyethylene covering.  The equipment shall then be skid-mounted for final transport.  Shipping weight shall be shown on shipping tags, together with instructions for unloading, transporting, storing, and handling on job site.

- 6.	Panels shall be arranged as shown on the drawings.  Drawings are typical as to permit a fair bidding process but all panels shall meet all functional and performance requirements. Submit dimensional panel layouts to the Engineer for review before fabrication.

- 7.	Components mounted in the interior shall be fastened to an interior subpanel using machine screws plus adhesive to ensure vibration-free attachment.

- F.	Identification

- 1.	Nameplates

- a.	Nameplates shall be rigid phenolic plastic laminate with engraved lettering or engraved metal plate with filled lettering.  Background shall be black, lettering shall be white.  Nameplates shall be attached to the sheet metal structure by a thin coat of adhesive and sheet metal screws.  Adhesive and screw application shall be made in a manner to avoid buckling or distorting nameplates due to use of excessive adhesive or over tightening of screws.  Abbreviations are not permitted unless approved by the Engineer or specifically shown on the nameplates, schedules, or drawings.

- b.	Nameplates shall be installed plumb and parallel to the lines of doors or structure to which they are attached.  A nameplate shall be provided for each panel.  It shall be 2”x10” minimum size with 1/2 inch minimum engraved letters.  The engraving shall be as shown on the drawings for the identification of each panel.

- c.	Nameplates shall be provided for all relays, timers, transformers, fuses, terminal block, switches mounted internally, and other components which are mounted to the internal mounting panel.  These nameplates shall be sized to the scale of the device to which they refer.  The engraving shall be as shown for the device on the elementary wiring diagrams.

- 2.	Wire Marking:  Wire markers shall consist of white or yellow, slip-on elastic sleeves sized to tightly grip the wire insulation and marked in block printing with the letters or numbers to identify the circuit.

- 3.	One Line Diagram:  Provide and post an “As Built” copy of the one-line diagram on the inside door of the main control panel. Diagram shall be placed in a frame protected by glass or sheet plastic.

- G.	Mini Power Zone

- 1.	1.	480V, single-phase primary to 240/120V secondary

- 2.	(1) 7.5kVA transformer

- 3.	Ten (10) 20A, single-pole branch circuit breakers

- 4.	One (1) 40A main breaker

- 5.	Provide Square-D or approved equal.

- H.	Fusable Panelboard

- 1.	Provide 480V, 3-phase, panelboard. Refer to plans for quantity, rating, and branch fused disconnect sizes and quantities.

- 2.	Provide Square-D or approved equal.

- I.	Fusable Switch Disconnect

- 1.	Provide 480V, 3-phase fused disconnect switch for service disconnect and for generator connection. Fusible disconnect for service disconnect shall be service entrance rated.

- 2.	Provide Square-D or approved equal.

- J.	Double-Pole Manual Transfer Switch

- 1.	Provide 480V, 3-phase, 3-pole double-pole manual transfer switch for standby power.

- 2.	Provide Square-D or approved equal.

- K.	Variable Frequency Drive(s)

- 1.	Provide 480V, 3-phase variable frequency drives. Refer to plans for quantity and equivalent HP rating.

- 2.	Provide ABB or approved equal.

- 3.	VFD shall be provided with integral disconnect that is lockable in both on and off positions.

- 4.	VFD shall be provided with integral heater for -40degF.

- 5.	All controls and indicators shall be mounted behind a Dead Front hinged cover (door)

- 6.	Provide a permanently mounted alphanumeric control panel that allows configuration and operation of the drive, as well as providing drive status information such as: speed reference, actual speed, output current, and input voltage.

- 7.	Speed reference input shall be interfaced with the control panel and shall be 4-20ma

- 8.	Drive shall allow control via EtherNet/IP and Modbus/TCP

- 9.	Adjust the upstream fuse and switch rating to match the specific drive manufacturers requirements.

- L.	Combustible Gas Detector(s)

- 1.	Combustible gas detector shall be listed for Class I Division II Group D locations.

- 2.	4-20mA signal output

- 3.	Form C contact closure(s) at 10% and 40% LEL

- 4.	Temperature range -40degF to +140degF.

- 5.	Combustible gas detector shall be connected to pump control panel. Provide indicating light when combustible gas level approaches LEL.

- M.	Luminaire(s)

- 1.	Luminaires in the wet well shall be listed for Class I Division II rated locations, and shall be corrosion resistant/suitable in marine environments.

- 2.	All luminaires shall be LED type luminaires with guards.

- 3.	Provide ceiling-mounted fixtures and install per manufacturer’s instructions.

- 4.	Weatherproof light switch shall be located at equipment rack.

- 5.	Provide H.E. Williams or approved equal.

- N.	Fiber Optic Cable

- 1.		Low temperature range -58F to +158degF.

- 2.		Multi-mode fiber optic cable

- 3.		Rated for routing underground in HDPE conduit.

- 4.		ALTOS or approved equal.

- O.	Heat Trace System

- 1.		5W/ft self-regulating heat trace cable with heat shrinkable power connection and end seals for 16-inch ductile-iron pipe. Raychem 5XL2-CT or approved equal.

- 2.		12W/ft self-regulating heat trace cable with heat shrinkable power connection and end seals for 18-inch PVC pipe. Raychem 12XL2-CT or approved equal.

- 3.		Electric traced label.

- 4.		277-volt operating voltage.

- 5.		Integral ground fault protection.

- P.	Enclosures

- 1.	Equipment enclosures shall be NEMA 3R in outdoor areas and in “wet” locations; NEMA 7 in hazardous locations. NOTE: NEMA 4X may be used in hazardous locations where intrinsically safe circuits only are installed.

- 2.	Enclosures shall have nameplates attached to the enclosures.  Nameplates shall be 1”x4” with 3/8 inch letters except where smaller sizes are necessary for smaller enclosures.  Nameplates shall be Lamacoid or equal plastic laminate or engraved metal plate. Lettering shall be white; background shall be black.  No abbreviations are permitted unless approved by the Engineer.  Inscription shall be subject to the Engineer’s approval.

- 3.	Major equipment items shall have enclosures as specified in their respective section of the Specifications.

- 4.	All enclosure keys shall be provided with a labeled key chain and shall be enclosed in a lock box which shall be mounted on the equipment rack. Provide three (3) sets of keys for each enclosure (including the lock box).

- 629-4.01 CONCRETE CONSTRUCTION. Construct Pump Station To The Dimensions Shown On The Plans And The Following Requirements:

- 1.	Formwork

- A.	Earth forms not permitted for work other than bottom of footings.

- B.	Minimize form joints.  Symmetrically align joints and make tight to prevent leakage of concrete.

- C.	Arrange and assemble formwork to permit stripping, so that concrete is not damaged during its removal.

- D.	Arrange forms to allow stripping without removal of principal shores, where required to remain in place.

- 2.	Form Erection

- A.	Provide bracing to ensure stability of formwork.  Strengthen formwork liable to be overstressed by construction loads.

- B.	Provide chamfer strips on external corners of beams, joists, columns, and walls, as shown on the Drawings.

- C.	Construct formwork to maintain tolerances in accordance with ACI 301.

- 3.	Application of Form Release Agent

- A.	Apply form release agent on formwork in accordance with manufacturer's instructions.  Apply prior to placing reinforcing steel, anchoring devices and embedded items.

- B.	Do not apply form release agent where concrete surfaces are scheduled to receive applied coverings which may be affected by agent.  Soak contact surfaces of untreated forms with clean water.  Keep surfaces wet prior to placing concrete.

- 4.	Inserts, Embedded Parts, and Openings

- A.	Provide formed openings where required for work embedded in or passing through concrete.

- B.	Coordinate work with other sections in forming and setting openings, slots, recesses, chases, sleeves, bolts, anchors, and other inserts.

- C.	Install accessories in accordance manufacturer's instructions, level and plumb.  Ensure items are not distributed during concrete placement.

- 5.	Reinforcement Installation.

- A.	Before placing concrete, clean reinforcement of foreign particles or coatings.

- B.	Install bar supports in accordance with ACI 318, "Bar Support Specification".

- C.	Place reinforcing bars in accordance with ACI 318, "Placing Reinforcing Bars".

- D.	Install hooks and bends in accordance with ACI 318.

- E.	Place, support, and secure reinforcement against displacement.  Do not deviate from alignment or measurement.

- F.	Move within allowable tolerances to avoid interference with other reinforcing steel, conduits, or embedded items.

- G.	Do not move bars beyond allowable tolerances without concurrence of Structural Engineer.

- H.	Do not heat, bend, weld, or cut bars without concurrence of Structural Engineer.

- I.	Lap Splices:  Class B unless noted otherwise in Drawings. Tie securely with wire to prevent displacement of splices during placement of concrete.

- J.	Do not splice bars except at locations shown on the Drawings without written approval of the Owner.

- K.	Prevention of Displacement:  Conform to ACI 301, Section 5.5.3.

- 6.	Mixing Concrete

- A.	Ready-Mixed Concrete:  Mix and transport in accordance with ASTM C94; mix only in quantities for immediate use.  Indiscriminate addition of water to increase slump is prohibited unless accounted for in approved mix design.

- B.	Admixtures:  Dispense admixtures in mix using automatic dispenser or similar metering device; weigh or measure powered admixtures by volume as recommended by admixture manufacturer.

- C.	Retempering:  Mix concrete in quantities for immediate use; no retempering of concrete which has set will be allowed; no indiscriminate addition of water to increase slump will be allowed.

- 7.	Preparation

- A.	Inserts, hardware, and bolts to be embedded into concrete shall be attached solidly to formwork prior to placement of concrete.

- 8.	Placing Concrete

- A.	Use ACI and IBC recommended procedures to maintain slump and water-cement ratio and to avoid segregation of materials.  Place continuously so that layers do not harden sufficiently to cause seams or planes of weakness within a section.

- B.	Apply bonding agent to previously placed or set concrete in accordance with manufacturer’s written recommendations.

- 9.	Consolidation

- A.	Consolidate concrete into place to ensure reinforcement has been completely surrounded, forms filled and voids and rock pockets eliminated in accordance with ACI recommendations.

- B.	Hand place, spade, rod, and mechanically vibrate as necessary to eliminate voids.

- C.	Ensure that reinforcement, inserts, embedded parts, conduit, and anchors are not disturbed during concrete placement.

- D.	Bring slab surfaces to correct level with straightedge and strike off.  Use bull floats or darbies to smooth surface, free of humps or hollows.  Do not disturb slab surfaces prior to beginning finishing operations.

- E.	Cold Weather Placing:  Protect concrete work from physical damage or reduced strength, which could be caused by frost, freezing actions, or low temperatures, in compliance with ACI 306 and as herein specified.

- F.	When air temperature has fallen to or is expected to fall below forty degrees F, uniformly heat water and aggregates before mixing to obtain a concrete mixture temperature of not less than fifty degrees F.  Concrete mix shall be not less than thirty-eight degrees F at point of placement.

- G.	Do not use frozen materials or materials containing ice or snow.  Do not place concrete on frozen subgrade or on subgrade containing frozen materials.

- H.	Do not use salt or other materials containing antifreeze agents or chemical accelerators, unless otherwise accepted in mix designs.

- I.	Record concrete placing operations in log at site indicating batch, date, time, weather condition and temperature, and location in finished work.

- 10.	Form Removal

- A.	Formwork for walls, foundations, sides of beams, and other areas not supporting weight of concrete or structure may be removed as soon as concrete has cured sufficiently to resist damage from removal operations.

- B.	Form material supporting only the concrete itself, that may be removed without loosening or disturbing shores and lateral supports may be removed when concrete has reached at least seventy-five percent of design strength.

- C.	No wood shall remain in completed concrete except as may be indicated on Drawings for furring attachment.  Leave concrete surfaces free from traces of wood formwork.

- 11.	Finishing

- A.	Screed, float and trowel as little as possible to obtain the specified finishes.

- B.	If free water accumulates at surface from finishing operations, remove by blotting, draining, or awaiting evaporation and slow rate of finishing.

- C.	Under no circumstances should finishing tools be used in an area before accumulated water has been removed.

- D.	Do not use neat cement or mixtures of sand and cement for drying or finishing surfaces.

- E.	Remove fins over 1/4 inch high and fill holes over 1/2 inch across.

- F.	Leave surfaces clean and free from wood.

- G.	Floor slab shall have a light broom finish.

- H.	Vault lid shall have a light broom finish and shall be coated with traffic deck coating system.

- 12.	Concrete Curing

- A.	Curing shall begin immediately after concrete placement and shall be in accordance with ACI 301.

- B.	Maintain concrete at fifty degrees F for at least the first seven days after placement of concrete with Type I cement or at least three days for concrete with Type III cement.

- C.	Cold weather protection shall not be required after the curing period, however additional curing shall be provided as necessary to attain full design strength.

- 13.	Guard Rails & Miscellaneous Steel

- A.	Hatch dimensions shall be field verified and coordinated with the steel supplier before fabrication.

- B.	Install all components plumb and level.

- C.	Fabricate with exposed surfaces smooth, square, and free of surface blemishes including pitting, rust, scale, and roughness.

- D.	Remove blemishes by filling or grinding or by welding and grinding, before cleaning, treating, and shop priming.  Gouges shall be filled and ground smooth.  Scale and mill marks shall be removed.

- E.	Bolt Holes:  Cut, drill, mechanically cut, or punch standard bolt holes perpendicular to metal surfaces.  Do not thermally cut bolt holes or enlarge holes by burning.

- F.	Weld Connections:  Comply with AWS D1.1 for welding procedure specifications, tolerances, appearance, and quality of welds and for methods used in correcting welding work.

- 1.		Remove backing bars or runoff tabs, back gouge, and grind steel smooth.

- 2.	Assemble and weld built-up sections by methods that will maintain true alignment of axes without exceeding tolerances of AISC's "Code of Standard Practice for Steel Buildings and Bridges" for mill material.

- 3.	Verify that weld sizes, fabrication sequence, and equipment used for architecturally exposed structural steel will limit distortions to allowable tolerances. Prevent weld show-through on exposed steel surfaces.

- a.	Grind butt welds flush.

- b.	Grind or fill exposed fillet welds to smooth profile.  Dress exposed welds.

- G.	Hot-Dip Galvanized Finish:  Apply zinc coating by the hot-dip process to structural steel according to ASTM A 123.

- a.	Fill vent holes and grind smooth after galvanizing.

- H.	Repair damaged galvanized coatings on galvanized items with galvanized repair paint according to ASTM A 780 and manufacturer's written instructions.

- 14.	Tolerances in Completed Work

- A.	Tolerance is a specified permissible variation from lines, grades, and dimensions indicated in the Drawings.  Establish horizontal and vertical control points adequate for reference tolerances and maintain in an undisturbed condition until acceptance of the work.

- B.	Tolerances specified shall not be construed to permit encroachment beyond boundaries or into legally required setbacks indicated.

- C.	Tolerances in completed work shall be non-cumulative and shall be in accordance with ACI 117 recommendations including but not limited to the following:

- D.	Variations from level or slope indicated:  1/4 inch in 10 feet.  Not to exceed 3/8 inch per 20 feet.

- E.	Variation from plan positions:  1/4 inch in 20 feet.

- F.	Variation in sizes and location of openings:  ±1/4 inch.

- 15.	Quality Control

- A.	Acceptable Reinforcement Manufacturers:  Regularly engaged in the manufacture of steel bars and welded wire fabric reinforcing.

- B.	Reinforcement Installer Qualifications:  Three year's experience in installation of steel bar and welded wire fabric reinforcing.

- C.	Perform concrete reinforcement work in accordance with CRSI Manual of Standard Practice, and Documents 63 and 65.

- D.	Conform to ACI 301 and 315.

- 16.	Testing and Inspection

- A.	Testing Agency:  Contractor shall engage and pay for a qualified independent testing and inspecting agency to sample materials, perform tests, and submit test reports during concrete placement according to requirements specified in this Article.

- B.	Testing Services:  Testing of composite samples of fresh concrete obtained according to ASTM C 172 shall be performed according to the following requirements:

- 1.	Sample Testing Frequency:  Obtain one composite sample for each day’s pour of each concrete mix exceeding 5 cu. yd., but less than 25 cu. yd., plus one set for each additional 50 cu. yd. or fraction thereof.

- 2.	Slump:  ASTM C 143; one test at point of placement for each composite sample, but not less than one test for each day’s pour of each concrete mix.  Perform additional tests when concrete consistency appears to change.

- 3.	Air Content:  ASTM C 231, pressure method, for normal-weight concrete; one test for each composite sample, but not less than one test for each day’s pour of each concrete mix.

- 4.	Concrete Temperature:  ASTM C 1064; one test hourly when air temperature is 40 deg F and below and when 80 deg F and above, and one test for each composite sample.

- 5.	Compressive Strength Testing Frequency:  Obtain at least one composite sample for each 100 cu. yd. or fraction thereof of each concrete mix placed each day.

- a.	When frequency of testing will provide fewer than five compressive-strength tests for each concrete mix, testing shall be conducted from at least five randomly selected batches or from each batch if fewer than five are used.

- 6.	Compression Test Specimens:  ASTM C 31; cast and laboratory cure one set of four standard cylinder specimens for each composite sample.

- a.	Cast and field cure one set of four standard cylinder specimens for each composite sample.

- 7.	Compressive-Strength Tests:  ASTM C 39; test two laboratory specimens at 7 days and two at 28 days.

- a.	Test two field-cured specimens at 7 days and two at 28 days.

- b.	A compressive-strength test shall be the average compressive strength from two specimens obtained from same composite sample and tested at age indicated.

- C.	When strength of field-cured cylinders is less than 85 percent of companion laboratory-cured cylinders, Contractor shall evaluate operations and provide corrective procedures for protecting and curing in-place concrete.

- D.	Strength of each concrete mix will be satisfactory if every average of any three consecutive compressive-strength test equals or exceeds specified compressive strength and no compressive-strength test value falls below specified compressive strength by more than 500 psi.

- E.	Test results shall be reported in writing to the Engineer, concrete manufacturer, and Contractor within 48 hours of testing.  Reports of compressive-strength tests shall contain Project identification name and number, date of concrete placement, name of concrete testing and inspecting agency, location of concrete batch in Work, design compressive strength at 28 days, concrete mix proportions and materials, compressive breaking strength, and type of break for both 7-and 28-day tests.

- F.	Nondestructive Testing:  Impact hammer, sonoscope, or other nondestructive device may be permitted by the Engineer but will not be used as sole basis for approval or rejection of concrete.

- G.	Additional Tests:  Testing and inspecting agency shall make additional tests of concrete when test results indicate that slump, air entrainment, compressive strengths, or other requirements have not been met, as directed by the Engineer.  Testing and inspecting agency may conduct tests to determine adequacy of concrete by cored cylinders complying with ASTM C 42 or by other methods as directed by the Engineer.

- H.	Contractor shall inspect the concrete reinforcement prior to placing concrete.  Inspection shall be by the Contractor's independent inspector.

- I.	Inspection Procedures:

- 1.	Be thoroughly familiar with Specifications and approved fabrication and placement drawings.

- 2.	Check grade, dimensions of reinforcing, spacings, and clearances, and mark all discrepancies for correction.  Enforce proper repair procedures.

- 3.		Check for dirt, excessive corrosion, or surface imperfections in steel reinforcing.

- J.	Contractor shall correct deficiencies in steel reinforcing work which inspections or laboratory test reports have indicated to be not in compliance with requirements.  Perform additional tests, at Contractor’s expense, as may be required to reconfirm any non-compliance of original work, and as may be necessary to show compliance of corrected work.

- K.		The Contractor shall submit a general report, which includes inspector reports and test results, weekly to the Engineer.

- 17.	Special Structural Inspection

- A.	The Owner shall accomplish special inspection of concrete reinforcement per IBC Chapter 17.

- 629-4.02 MECHANICAL CONSTRUCTION

- 1.	Installation

- A.	General:  Piping, materials, and pumps shall be installed in accordance with the approved recommendations of the manufacturer.

- 2.	Welding Of Piping

- A.	General:  Weld all joints in black steel piping 4" and larger.  Conform to ANSI/ASME B31.1.

- B.	Skilled welders only shall be employed; each shall hold a currently active certificate, dated within 12 months, from a recognized testing laboratory, indicating satisfactory welding test results per the American Petroleum Institute "Standard for Welding Pipe Lines and Related Facilities," or ASME Boiler and Unfired Pressure Vessel Code, Section IX, Welding Qualifications.  Provide qualifications and experience information for all welders.

- C.	Welding Process:  Sizes over 4", metallic arc process with coated electrodes.

- D.	Welds shall be thoroughly fused and otherwise sound throughout.  Contours shall be uniform with regular even ripples.  Surfaces shall not be dressed, smoothed or otherwise finished to improve their appearance, except as necessary to correct defects.  Welds shall be free from gas pockets, oxides, slag inclusions, and surface porosity, except very small pores.  Oxides and slag will be permitted if widely dispersed.  Welds shall be free from overlaps, undercuts and excessive convexity.  Internal surfaces of pipe and fittings shall be free from weld globules or other inward protrusions at welded joints.

- E.	Defective welds will not be accepted.  Defective welds are those which fail to comply with either ANSI/ASME B31.1 or the "Quality of Welds" requirements specified herein, and those which result in leakage during testing of piping.  Defective welds shall be corrected by the Contractor at no additional cost to the Department.  Pipe and fittings with defective welds which cannot be satisfactorily corrected, as determined by the Engineer, shall be replaced with new pipe and fittings at no additional cost to the Department.

- F.	Preparation of Pipe Ends

- 1.	For pipe thickness up to 3/16", ends shall be square or finished with 37-1/2° bevel with a 1/16" flat end.

- 2.	For pipe thickness 3/16" to 3/4" inclusive, ends shall be machined or ground to have a 37-1/2° bevel with a 1/16" flat end.

- G.	Welding Fittings in General:  Use for all joints in welded piping except butt joints of end-to-end piping connections of piping of same size, running in same direction; forged steel, butt welding pattern; wall thickness same as that of the connecting piping.  All fittings on piping shall be long radius pattern.

- H.	Welding outlet may be used instead of a lateral, wherever a branch from a main is smaller than the main.

- I.	Flanges:  Flanges shall be slip-on type bored to match diameter of pipe.

- 3.	Installation Of Pumps And Controls

- A.	Install pumps and controls, guide rail system assemblies, and lifting system assemblies where shown on the drawings and per the manufacturer’s recommendations and instructions.

- 4.	Testing

- A.	Storm water Piping Testing:  Test at hydrostatic pressure at least 1-1/2 times the maximum operating pressure, but not less than 100 psi; duration not less than two hours.

- B.	Submersible Pumps:  Each pump shall be tested in accordance with the latest test code of the Hydraulic Institute (H.I.) at the manufacturer to determine head vs. capacity and kilowatt draw required.

- 5.	Commissioning

- A.	The Contractor shall notify the Commissioning Agent and the pump manufacturer’s factory authorized representative one week prior to start up of equipment.

- B.	Factory authorized representative shall start and field test each pump unit to demonstrate its ability to pump without excessive vibration, motor overloading, or overheating.  Each pump shall be operated for a sufficient period of time to permit thorough observation of all pump components.  Verify the proper sequencing and operation of all controls.  Make final adjustments as necessary to place pump station equipment in satisfactory working order.

- 1.	Impeller, motor rating and electrical connections shall be checked for compliance with this specification.

- 2.		Prior to submergence, each pump shall be run dry to establish correct rotation.

- 3.		Each pump shall be run submerged in water.

- 4.		Motor and cable insulation shall be tested for moisture content or insulation defects.

- 5.		Check seal lubrication.

- 6.		Check power supply voltage, measure motor operating load and no load current.

- 7.		Operate the controls to demonstrate each pump in lead.

- 8.		Automatic alternation.

- 9.		Shutdown under seal-fail, over-temperature and overloading conditions.

- 10.	Reverse jog mode.

- 11.	Demonstrate all alarms and multiple alarms with silencing.

- 12.	Verify motor overload protection has been set in accordance with the motor name plate rating.

- 13.	Correct all defects or defective equipment found during start-up.

- 14.	Review recommended operation and maintenance procedures with the owner’s personnel.

- 15.	Clean water shall be used for testing and shall be coordinated and scheduled with the Department.

- C.	Submit to the Commissioning Agent a Verification of Completion form with the pre-functional check off sheet for each component when it is ready for functional testing.

- D.	The Contractor shall assist the Commissioning Agent as required to perform the functional testing on the system components and the system as a whole.

- 6.	Air Release Valves

- A.	Install the combination air valves at the locations indicated on the drawings and per the manufacturer’s recommendations.

- 7.	Electric Unit Heater

- A.	Install 5.0 kW (in Wet Pit) explosion proof/corrosion resistant electric unit heaters and thermostat at the locations indicated on the drawings and per the manufacturer’s recommendations.

- 8.	Codes, Permits, Inspections, And Fees

- A.	Obtain permits and inspections and pay fees required by National, State, and Local authorities.

- B.	All work and materials shall be in accordance with referenced standards, and requirements of all applicable local ordinances and state statutes, including, but not limited to, the following.  Date of codes shall be as adopted by local authorities unless indicated otherwise.  The most recent revision of standards shall be utilized.

- 1.	International Building Code

- 2.	International Mechanical Code

- 3.	Uniform Plumbing Code

- 4.	National Electrical Code

- 5.	American National Standard Code for Pressure Piping, Chapter V (ANSI B31.1)

- C.	The foregoing codes shall be construed as establishing a minimum or base level of requirements.  Where provisions of the various codes or standards conflict with each other, the more stringent provisions shall govern.

- D.	Drawings and specifications shall not be construed to permit work not in conformance with these rules and regulations.

- E.	Where drawings or specifications call for material or construction of a better quality or higher capacity than required by the above-mentioned codes and standards, the provisions of the drawings or specifications shall take precedence over the requirements of the codes and standards.

- F.	Comply with laws, ordinances, rules, regulations, and lawful orders of any public authority bearing on the performance of the work.  If the Contractor serves that any of the Contract Documents are at variance therewith in any respect, he shall promptly notify the Owner in writing and any necessary changes shall be accomplished by appropriate design modification.  If the Contractor performs any work knowing it to be contrary to such laws, ordinances, rules and regulations, and without notice to the Engineer, he shall assume full responsibility, and shall bear all costs associated with bringing work into compliance.

- G.	Material and equipment within the scope of the UL Testing Laboratory Service shall be listed by the Underwriters Laboratories for the purpose for which they are used and shall bear their listing mark.

- H.	Contractor shall call for all inspections by the local code authorities when they become due and shall not cover any work until approved by these authorities.

- 9.	Quality Assurance

- A.	Unless otherwise indicated or specified, all materials shall be new.  Contractor shall properly store all materials and equipment for protection from physical damage or damage due to corrosion.

- B.	Standardization of Manufacturer:  The Contractor shall make every effort to furnish all equipment of any equipment type (such as motors, motor controls, pumps, valves, etc.), from one manufacturer.  Confirm before ordering, requirements of standardization with existing Owner's equipment.

- C.	Manufacturer's Directions:  Each material for which the manufacturer issues directions shall be used according to its manufacturer's directions, as approved and if not at variance with these specifications.  Obtain Engineer’s clarification when directions conflict with specifications.

- D.	Drawings and specifications shall be taken together.  Provide work specified and not indicated or work indicated and not specified as though mentioned in both.

- 10.	Level Of Detail Provided In Contract Drawings

- A.	General:  Drawings are intended to show the arrangements and details of the Pump Station accurately as possible with scales indicated; however, the Contractor shall notify the Owner of any in-ground discrepancies discovered during the construction.

- B.	Examination of Site:  Submittal of bid shall indicate the Contractor has carefully examined the site and has requested (and received) additional clarification of scope where needed.  Bid shall include costs for all required coordination and reasonable allowances for additional materials and labor to meet space requirements and code requirements.

- C.	Clarifications:  Any information described or shown that is not clear to the mechanical subcontractor shall be referred to the Engineer for clarification before bids are submitted.

- 11.	Submittals And Shop Drawings

- A.	Provide submittals and shop drawings for all products and systems described in the specifications and shown on the drawings to demonstrate compliance with the requirements of the project.  Furnish equipment submittals in the manner described below.

- B.	The Engineer’s review of submittals and shop drawings shall not relieve the Contractor of responsibility for quantities, dimensions and/or errors that may be contained therein, or deviations from the Contract Documents' requirements.  It shall be clearly understood that the noting of some errors but overlooking others does not grant the Contractor permission to proceed in error.  Regardless of any information contained in the Submittals and Shop Drawings, the requirements of the Contract Documents shall govern and are not waived or superseded in any way by the review of the Submittals and Shop Drawings.

- C.	Submittals:  Mark submittal literature and show drawings clearly, bind 8½" x 11" literature in three-hole, hard backed, loose-leaf binders by individual sets, and include all equipment and material shown on drawings and specified.  Indicate the following:

- 1.	Index, followed by specification reference and/or drawing reference for which literature is submitted for review.  Item by item identification.

- 2.	Manufacturer's name and address, and supplier's name, address, and phone number.

- 3.	Catalog designation or model number.

- 4.	Rough-in data and dimensions.

- 5.	Performance curves and rated capacities.

- 6.	Motor characteristics and wiring diagrams.

- 7.	Operation characteristics.

- 8.	Complete customized listing of characteristics, equipment, accessories, etc., specified.  Indicate whether item is "As Specified" or "Proposed Substitution".  Indicate any deviations on submittal.  Mark out all non-applicable items or "highlight" applicable items.  The terminology "As Specified" used without marked up listing is not acceptable.  (Show exactly what will be provided to include options or deletions.)

- 9.	Wiring diagrams for the specific system operation.

- 10.	Working construction drawings (shop drawings).

- D.	Partial Submittals are permitted only after prior approval and only if long lead items require special attention.  Piecemeal submittals, and submittals not organized and tabbed by specification section, will be returned without review.

- E.	Shop Drawings

- 1.	The purpose of Shop Drawing Submittals by the Contractor is to demonstrate to the Engineer that the Contractor understands the design concept and demonstrates its understanding by indicating which equipment and material it intends to furnish and install and by detailing the fabrication and installation methods it intends to use.

- 2.	Contractor further agrees that if deviations, discrepancies, or conflicts between Shop Drawings and Contract Documents are discovered either prior to or after Shop Drawing Submittals are processed by the Engineer, the Contract Documents shall control and shall be followed.

- 3.	Shop Drawings shall be reviewed by the equipment manufacturers before submitting to Engineer to determine whether the products are being correctly used.

- 12.	Record Drawings, Data

- A.	The Contractor shall, during the progress of the work, keep a current and careful record of all changes where the actual installation differs from that shown on the Contract Drawings, including changes resulting from addenda and change orders.  "As-built drawings" shall be maintained in the project office for inspection by the Engineer at any time.  Accurately locate and show all isolating and operating valves complete with valve tag numbers.

- B.	Upon completion of the installation, the Contractor shall furnish one complete set of as-built drawings on reproducible transparencies to the Department.

- 12.	Substitutions

- A.	Brand Names:  The use of brand names is for the purpose of description and establishing quality and does not eliminate the requirements of meeting specifications.  Other brands will be considered except where an item or class of material is specified exclusively by trade name and followed by word "only."

- B.	Requests for Substitutions:  In order for other brands to be considered, requests for substitutions, complete with catalog data and proposed reduction in cost, shall be furnished not later than ten working days prior to bid date or request may not be considered.  All substitutions approved shall be described in an addendum issued prior to bid date.

- C.	Procedures for Review of Proposed Substitutions:  A meeting to review substitutions proposed by the contractor shall be scheduled, during which time samples of the specified product, and the product proposed for substitution will be evaluated and a decision made based upon the comparison.  It shall be the responsibility of the contractor or sales representative for the product proposed for substitution to provide the samples.  In addition to the sales rep, the contractor must also be present at the meeting.  Since it is the contractor that is proposing the substitution, the contractor must be present and compare the products, not the sales representative.

- D.	Changes Due to Substitutions:  Design is based on equipment as listed in the equipment schedule and/or specified with a specific "model" or "series" number.  Provide redesign to any part of the work as needed to accommodate the use of equipment and material other than specified or shown on the drawings.  Obtain approval of redesign from the engineer.  Redesign cost and additional construction cost resulting from the redesign shall be at the Contractor's expense.

- 14.	Operation And Maintenance Manuals

- A.	Provide Operation and Maintenance Manuals for training of the Department's personnel in operation and maintenance of systems and related equipment.  Organize manual and include data and narrative as noted below.

- B.	Provide a separate chapter for each section of the mechanical specifications with subchapters for each class of equipment or system.  Provide a table of contents for each chapter, list major items in each chapter, and indicate the page number of each.

- C.	Operating Sequence and Procedures

- 1.	Contents:  In each chapter, describe the procedures necessary for personnel to operate the system and equipment covered in that chapter.

- 2.	Operating Procedures:  Write procedures for start-up, operation, emergency operation, and shutdown.

- a.	Start-up:  Give complete step-by-step instructions for energizing equipment, making initial settings and adjustments whenever applicable.

- b.	Shutdown Procedure:  Include instructions for stopping and securing the equipment after operation.  If a particular sequence is required, give step-by-step instructions in that order.

- c.	Emergency Operation:  Give detailed instructions for emergency procedures required to prevent damage to equipment and property.

- D.	Maintenance Instructions

- 1.	Provide a schedule of preventive maintenance for each product.  Recommend frequency of performance for each preventive maintenance task; i.e., cleaning, inspection, etc.  Provide instructions and schedules for all routine cleaning, lubrication and inspection with recommended lubricants for all equipment and systems.  Recommend times of the year that inspection and maintenance should be performed.

- 2.	Provide instructions for minor repair or adjustments, limited to repairs and adjustments which may be performed without special tools or test equipment, and which require no extensive special training or skills.

- 3.	Special Maintenance:  Provide all information of a maintenance nature covering warranty items, etc., which have not been discussed elsewhere.

- E.	Manufacturer's Literature:  Include manufacturers' descriptive literature covering all appurtenances used in each system, together with illustrations, exploded views, and listing of all replacement parts.  Include name, address, and phone number of supplier.

- F.	Shop Drawings:  Provide a copy of all corrected, approved shop drawings covering equipment for the project either with the manufacturers' catalog cuts or properly identified in a separate subsection.

- G.	Testing, Adjusting, and Balancing Report:  Include a copy of the approved report.

- H.	Other Requirements:  Valve Directory:  Indicate valve number, size, location, function, and normal position for each numbered valve.  Obtain approval of directory before installation of valve tags.  Install tags prior to substantial completion of project.

- I.	Number of Copies:  Submit one preliminary copy for approval.  Deliver three final bound copies to the Engineer for final approval and delivery to the Department.

- 15.	Operating Personnel Instruction

- A.	General:  Provide instruction of all pertinent mechanical systems to facility operating personnel prior to facility acceptance, upon mutually satisfactory arrangement with the Department.

- B.	Instruction:  Instruction shall not begin until the component, assembly, or system has been tested and is in acceptable operating condition; otherwise, instruction shall be deemed incomplete.  Instruction shall encompass normal operation, emergency operation, fire and other hazards, safety provisions, pollution prevention provisions, and maintenance procedures for all work provided.

- C.	Instructors:  Instructors shall include the Contractor's staff supplemented by authorized representatives of the component, assembly, or system manufacturer.

- D.	Aids:  Instruction process shall utilize specified O & M manuals that, if deemed unsatisfactory in any content, shall be supplemented in a manner to achieve specified instruction.

- E.	Time:  Provide all necessary instruction to the complete understanding of the operating personnel.  Minimum instruction periods shall be as follows:

1.	Pumping System Start-up/Controls/Maintenance Instruction for total of 8 hours.

- 16.	Project Closeout

- A.	Cleaning:  Promptly remove all waste material and rubbish.  At completion of the work, clean all dirt and construction debris and dirt from the mechanical installation including valves and piping.

- B.	Requirements for Final Inspection:  All of the following items shall be completed prior to final inspections.  No exceptions will be made and no approval for final payment will be made until all items are completed.

- 1.	Cleaning equipment and premises.

- 2.	Operating instructions and maintenance manuals.

- 3.	Testing, adjusting, and balancing.

- 4.	Record drawings ("as-built").

- 5.	Guarantee.

- C.	Guarantee

- 1.	All work performed under this Contract shall be guaranteed against faulty and improper materials and workmanship for a period of one year from the date of final acceptance by the Department, except that where guarantees or warranties for longer terms are specified herein for specific equipment, such longer term shall apply, and this Contractor, at no additional cost to the Department, shall promptly correct any deficiencies which occur during the guarantee period, all to the satisfaction of the Department and the Engineer.  The Contractor shall require similar guarantees from its subcontractors.

- D.	All equipment and installation shall be guaranteed by the Contractor to be in compliance with OSHA regulations.

- 629-4.03 ELECTRICAL CONSTRUCTION

- 1.	Code Requirements And Standards

- A.	System shall comply with the standards established by DOT, MOA, OSHA, and NEC for stormwater pump system installation.

- B.	Codes:  Perform all work in strict accordance with all applicable national, state and local codes, including, but not limited to, the latest legally enacted editions of the following specifically noted requirements:

NFPA 70, National Electric Code - NEC

ANSI-22, National Electrical Safety Code - NESC

- C.	Standards:  Reference to the following standards infers that installation, equipment, and materials shall be within the limits for which it was designed, tested, and approved, in conformance with the current publications and standards of the following organizations:

American Society for Testing and Materials - ASTM

American Society of Heating, Refrigerating and Air Conditioning Engineers - ASHRAE (Standard 90-75)

Factory Mutual – FM

Institute of Electrical and Electronics Engineers - IEEE

National Electrical Contractors Association - NECA

National Electrical Manufacturers’ Association - NEMA

National Fire Protection Association – NFPA

Underwriters Laboratory - UL

- D.	Conduits and Fittings

- 1.	Plastic coated rigid conduit shall be used for underground, below grade (vaults), in slab or direct burial installations.

- 2.	Liquidtight flexible steel conduit shall be used in lengths 18 to 24 inches for connections to motors or equipment subject to vibration or for areas where heaving may affect the conduit system.  Longer lengths may be used for equipment connection if grounding conductor is installed through conduit.

- E.	Wire and Cable

- 1.	Installation:  Conduit shall be completely installed, free from obstructions, and clean before installing conductors.  Provide conductors from outlet to outlet and splice only at outlet or junction boxes.  Install all conductors in a single raceway at one time and leave sufficient cable at all fittings or boxes.  Keep minimum bending radii.  Lubricants for wire pulling, if used, shall conform to UL requirements for the insulation and raceway material.

- 2.	Conductor Support

- a.	Provide conductor supports as recommended by the NEC or cable manufacturer in vertical conduits.

- b.	Provide corrosion resistant or non-metallic, re-enterable cable grips for all cords in wet wells.

- 3.	Splicing:  No splicing or joints will be permitted in either feeder or branch circuits except at outlet or accessible junction boxes.  Utilize compression type solderless connectors when making splices or taps in conductors # 8 AWG or larger.  Utilize pre-insulated connectors, 3M Company  “Scotchlok” or Ideal Industries, Inc. “Super Nut” for splices and taps in conductors # 10 AWG and smaller.  Tape all splices and joints with Scotch #88 plastic tape to secure insulation strength equal to that of the conductors joined.  Provide watertight splices in all underground junction boxes.

- 4.	Conductor Termination:  Provide all power, control, communication and alarm conductors that terminate on equipment or terminal strips with compression type solderless lugs.  T and B “Sta-Kon” terminals, or approved equal.

- 5.	Conductor Phase Color Coding

- a.	All service, feeder and branch circuit conductors throughout the project’s secondary electrical system shall be color-coded as follows:

| Phase | 480Y/277VAC (WYE) |
| --- | --- |
| A | Brown |
| B | Orange |
| C | Yellow |
| Neutral | Grey |
| Ground | Green/Bare |
| Phase | 208Y/120VAC (WYE) |
| L Neutral Ground | Red Black Green/Bare |

- b.	Where color-coded conductors are not commercially available, colored non-aging plastic tape may be utilized.

- c.	Phases in panelboards and similar equipment shall be connected Phase A, B, C, from left to right, top to bottom, or front to back.

- F.	Heat Trace

- 1.	Heat trace cabling shall be installed in accordance with the requirements specified and in accordance with the manufacturer’s recommendations.

- 2.	Heat trace system shall be provided with integral ground fault protection to eliminate the need for circuit breakers with integral ground fault protection.

- 3.		Heat trace system shall have ambient air temperature sensor to control heat trace.

- G.	Pump Controls

- 1.	Control Panels shall be installed in accordance with the requirements specified and in accordance with the manufacturer’s recommendations.

- 2.	Control Panels shall be protected at the job site from loss, damage, and the effects of weather.  Control Panels shall be stored in an indoor, dry location.  Heating shall be provided in areas subject to corrosion, and humidity.

- 3.	Control Panel interiors, and exteriors shall be cleaned, and coatings shall be touched up to match original finish upon completion of the work.

- H.	Start-up

- 1.	After installation of all pump station equipment, the pump manufacturer’s factory authorized representative shall start and field test each pump unit to demonstrate its ability to pump without excessive vibration, motor overloading, or overheating.  Each pump shall be operated for a sufficient period of time to permit thorough observation of all pump components.  Verify the proper sequencing and operation of all controls.  Make final adjustments as necessary to place pump station equipment in satisfactory working order.

- a.	Operate the controls to demonstrate each pump.

- b.	Automatic alternation.

- c.	Shutdown under seal-fail, over-temperature and overload conditions.

- d.	Reverse jog mode.

- e.	Demonstrate all alarms and multiple alarms with silencing.

- f.	Verify motor overload protection has been set in accordance with the motor nameplate rating (provide rubbing or listing of motor nameplate data).

- g.	Demonstrate proper operation under portable generator power.

- 2.	Correct all defects or defective equipment found during start-up.

- 3.	Clean test water shall be used for all pumping tests.  Coordinate and schedule with MOA Department of Public Works.

- 4.	Provide a factory authorized pump representative to provide a minimum of eight (8) hours of start-up and maintenance instruction to DOT Maintenance personnel.  The instruction shall be provided after all pump station equipment has been installed, field tested, and accepted and after the pump station has been placed in regular service.

- I.	Operation and Maintenance Data

- 1.	General

- a.	Prepare data in the form of an instructional manual, using commercial quality, 8-1/2-inch by 11-inch binders.  Identify each submittal as Operation and Maintenance Instructions, list the title of the Project, and identify subject matter of the contents.  Bind drawings in with text, folding larger drawings to size of text pages. Provide 1 copy for ANC maintenance (after Engineer review).

- b.	For each product or system, list names, addresses and telephone numbers of suppliers, including local source of supplies and replacement parts.  Supplement product data to illustrate relationships of component parts of equipment and systems, to show control and flow diagrams.

- c.	Provide (3) CD’s with electronic copies of O&M data at end of project. One copy shall be located in a plastic sleeve inside the control panel, and two copies shall be provided to ANC maintenance (after Engineer review).

- 2.	Materials and Finishes

- a.	Include product data, with catalog number, size, composition and color and texture designations, as well as information for re-ordering custom manufactured products.

- b.	Include manufacturer’s recommendations for cleaning agents and methods, precautions against detrimental agents and methods, and recommended schedule for cleaning and maintenance.

- 3.	Equipment and Systems

- a.	Provide a description of each unit or system and component parts, including function, normal operating characteristics, and limiting conditions.  Include performance curves, with engineering data and tests, and complete nomenclature and commercial number of replaceable parts.

- b.	For panelboard circuit directories, provide electrical service characteristics, controls and communications.  Include as-installed color-coded wiring diagrams.

- c.	Describe operating procedures, including start-up, break-in, and routine operating requirements and sequences.  Include regulation, control, stopping, shut-down and emergency instructions.

- d.	Describe maintenance requirements, including routine procedures, a guide to troubleshooting, disassembly, repair, re-assembly, adjusting, balancing and checking instructions.  In addition, provide the following information

- e.	Servicing and lubrication schedule, and a list of lubricants required.

- f.	Manufacturer’s printed operation and maintenance instructions.

- g.	Sequence of operation by controls manufacturer.

- h.	Original manufacturer’s parts list, illustrations, assembly drawings, and diagrams required to perform maintenance.

- i.	List of manufacturer’s spare parts, current prices and recommended quantities to be maintained in storage.

- I.	Spare Parts and Maintenance Materials

- 1.	General:  Provide quantities of products, spare parts, maintenance tools, and maintenance materials specified herein.

- a.	Controls

- 1)	Provide spare pilot lamps (LED) for the control panel (1 set).

629-5.01 METHOD OF MEASUREMENT Lump Sum. Communication link between the pump stations shall be subsidiary.

629-6.01 BASIS OF PAYMENT  At the contract lump sum price.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

629(1)	Pump Station Facility Complete – Airpark K	Lump Sum

629(2)	Pump Station Facility Modifications – West 50th Avenue	Lump Sum

52365/52412-030212

SECTION 635

INSULATION BOARD

Special Provisions

635-4.01 METHOD OF MEASUREMENT.  Delete this subsection in its entirety and substitute with the following:

By the square foot of insulation board in place, regardless of thickness.

Sand blanket material is subsidiary.

635-5.01 BASIS OF PAYMENT.  Delete this subsection in its entirety and substitute with the following:

At the contract unit price shown in the bid schedule.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

635(1)	Insulation Board	Square Feet

52365/52412-031212

Special Provisions

Add the following  Section:

SECTION 637

AIRCRAFT TIE-DOWN

637-1.01 DESCRIPTION.  This item consists of furnishing and installing aircraft tie-down anchors according to these specifications and the details on the Plans, or as directed by the Engineer.

MATERIALS

637-2.01 GENERAL.  Anchor assemblies shall have a minimum field pull out capacity of 3,000 pounds.  Provide manufacture’s certification of minimum breaking strength.  Contractor shall field-test the installed anchors to the minimum pull-out force and certify that this requirement has been met for each anchor.

637-2.02 SOIL ANCHOR TIE-DOWNS.  Provide No-Wrench Anchor model J6528WCA as manufactured by Maclean Power Systems, or an approved equal.

CONSTRUCTION REQUIREMENTS

637-3.01 GENERAL.  Soil Anchor tie-downs shall be installed in a shallow 9-inch diameter by 3.5-inch deep concrete depression as shown on the Plans.

Field-test installed soil anchor tie-downs to the minimum pull-out force and certify that this requirement has been met for each anchor.

637-3.02 SOIL ANCHOR TIE-DOWNS  Soil anchors shall be installed to sufficient depth to develop the minimum pull-out strength according to the manufacturers installation instructions.  Anchor placement shall be achieved by methods recommended in the manufacturer’s installation instructions.

637-3.03 MANUFACTURER’S CERTIFICATION AND ACCEPTANCE TESTING.  Provide manufacturer’s certification that working load capacity requirements are met.  Provide an Engineer approved testing apparatus that can apply and measure the required minimum field pull-out capacity. Field test each anchor and certify each test by recording the date of the test, the force applied, and the person completing the test. Tabulate this data and deliver to the Engineer within 24 hours of completing the tests.

METHOD OF MEASUREMENT

637-4.01.  By each, completed and accepted in final position.

BASIS OF PAYMENT

637-5.01.  At the contract price, per each, for each of the pay items shown in the bid schedule.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

637(1)	Soil Anchor Tie-down	Each

52365/52412-031212

Special Provisions

Replace Section 639 with the following:

SECTION 639

DRIVEWAYS

639-1.01 DESCRIPTION.  Construct approaches, residential or commercial driveways at the locations shown in the Plans.

639-2.01 MATERIALS.  Use materials that conform to the standards for the main roadway.

639-3.01 CONSTRUCTION.  Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT.  By the number of driveways and approaches constructed as shown on the Plans or as directed.  Pavement removal and excavation required beyond the limits of the adjacent mainline will be subsidiary.

639-5.01 BASIS OF PAYMENT.  At the contract unit price shown in the bid schedule.  The contract unit price for driveways and approaches shall be full compensation for furnishing equipment and labor necessary to complete the work as specified.

Materials required to construct driveways and approaches will be paid for separately under the respective items listed in the bid schedule.

Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 Items.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

639(1)	Residence Driveway	Each

639(2)	Commercial Driveway	Each

639(3)	Public Approach	Each

639(4)	Driveway	Each

639(6)	Approach	Each

CR58-050902

- Replace Section 641 with the following:

- SECTION 641

EROSION, SEDIMENT, AND POLLUTION CONTROL

641-1.01 DESCRIPTION.

Provide project administration and Work relating to control of erosion, sedimentation, and discharge of pollutants, according to this section and applicable local, state, and federal requirements, including the Construction General Permit.

641-1.02 DEFINITIONS.

These definitions apply only to Section 641.

Active Treatment System Operator. The Contractor’s qualified representative who is responsible for maintaining and operating an active treatment system (as defined in the CGP) for storm water runoff.

Alaska Certified Erosion and Sediment Control Lead (AK-CESCL). A person who has completed training, testing, and other requirements of, and is currently certified as, an AK-CESCL from an AK-CESCL Training Program (a program developed under a Memorandum of Understanding between the Department and others). The Department recognizes AK-CESCLs as “qualified personnel” required by the CGP. An AK-CESCL must be recertified every three years.

Alaska Department of Environmental Conservation (ADEC). The state agency authorized by EPA to administer the Clean Water Act’s National Pollutant Discharge Elimination System.

Alaska Pollutant Discharge Elimination System (APDES). A system administered by ADEC that issues and tracks permits for storm water discharges.

Best Management Practices (BMPs). Temporary or permanent structural and non-structural devices, schedules of activities, prohibition of practices, maintenance procedures, and other management practices to prevent or minimize the discharge of pollutants to waters of the United States. BMPs also include, but are not limited to, treatment requirements, operating procedures, and practices to control plant site runoff, spillage or leaks, sludge or waste disposal, or drainage from material storage.

Clean Water Act (CWA). Federal Water Pollution Control Amendments of 1972, as amended (33 U.S.C. 1251 et seq.).

Consent Decree. The decree entered by the United States District Court for the District of Alaska on September 21, 2010, regarding compliance with the CWA and implementation of the CGP, to which the United States and the Department are parties.

Construction Activity. Physical activity by the Contractor, Subcontractor, or utility company; that may result in erosion, sedimentation, or a discharge of pollutants into storm water. Construction Activity includes soil disturbing activities (e.g. clearing, grubbing, grading, excavating); and establishment of construction materials or equipment storage or maintenance areas (e.g. material piles, borrow area, concrete truck chute washdown, fueling); and industrial activities that may discharge storm water and are directly related to the construction process (e.g. concrete or asphalt batch plants).

Construction General Permit (CGP). The permit authorizing storm water discharges from Construction Activities, issued and enforced by ADEC. It authorizes stormwater discharges provided permit conditions and water quality standards are met.

Corp of Engineers Permit (COE Permit). A U.S. Army Corp of Engineers Permit for construction in waters of the US. Such permit may be issued under Section 10 of the Rivers and Harbors Act of 1899, or Section 404 of the Clean Water Act.

Electronic Notice of Intent (eNOI). The electronic Notice of Intent submitted to ADEC, to obtain coverage under the CGP.

Electronic Notice of Termination (eNOT). The electronic Notice of Termination submitted to ADEC, to end coverage under the CGP.

Environmental Protection Agency (EPA). A federal agency charged to protect human health and the environment.

Erosion and Sediment Control Plan (ESCP). The Department’s project specific document that illustrates measures to control erosion and sediment on the project. The ESCP provides bidders with the basis for cost estimating and guidance for developing an acceptable Storm Water Pollutant Prevention Plan (SWPPP).

Final Stabilization. Is defined in this section as it is defined in the CGP.

Hazardous Material Control Plan (HMCP). The Contractor's detailed project specific plan for prevention of pollution from storage, use, transfer, containment, cleanup, and disposal of hazardous material (including, but are not limited to, petroleum products related to construction activities and equipment).  The HMCP is included as an appendix to the SWPPP.

Inspection. An inspection required by the CGP or the SWPPP, usually performed together by the Contractor’s SWPPP Manager and Department’s Stormwater Inspector.

Municipal Separate Storm Sewer System (MS4) Permit. An ADEC storm water discharge permit issued to certain local governments and other public bodies, for operation of storm water conveyances and drainage systems. See CGP for further definition.

Multi-Sector General Permit (MSGP). The Alaska Pollutant Discharge Elimination System General Permit for storm water discharges associated with industrial activity.

Operator(s). The party or co-parties associated with a regulated activity that has responsibility to obtain permit coverage under the CGP.  ”Operator” for the purpose of the CGP and in the context of storm water associated with construction activity, means any party associated with a construction project that meets either of the following two criteria:

1.	The party has operational control over construction plans and specifications, including the ability to make modifications to those plans and specifications; or

2.	The party has day to day operational control of those activities at a project which are necessary to ensure compliance with a SWPPP for the site or other permit conditions (e.g. they are authorized to direct workers at a site to carry out activities required by the SWPPP or comply with other permit conditions).

Pollutant. Any substance or item meeting the definition of pollutant contained in 40 CFR § 122.2. A partial listing from this definition includes: dredged spoil, solid waste, sewage, garbage, sewage sludge, chemical wastes, biological materials, wrecked or discarded equipment, rock, sand, cellar dirt and industrial or municipal waste.

Project Zone. The physical area provided by the Department for Construction. The Project Zone includes the area of highway or facility under construction, project staging and equipment areas, and material and disposal sites; when those areas, routes and sites, are provided by the Department by the Contract and are directly related to the Contract.

Material sites, material processing sites, disposal sites, haul routes, staging and equipment storage areas; that are furnished by the Contractor or a commercial operator, are not included in the Project Zone.

Records. Any record, report, information, document, or photograph required to be created or maintained pursuant to the requirements of the Consent Decree, the CGP, the CGP storm water requirements of the Clean Water Act; and applicable local, state, and federal laws and regulations regarding document preservation.

Spill Prevention, Control, and Countermeasure Plan (SPCC Plan). The Contractor’s detailed plan for petroleum spill prevention and control measures that meet the requirements of 40 CFR 112.

Spill Response Field Representative. The Contractor’s representative with authority and responsibility for managing, implementing, and executing the HMCP and SPCC Plan.

Storm Event. A rainfall event that produces more than 0.5 inch of precipitation in 24 hours and that is separated from the previous storm event by at least 3 days of dry weather.

Storm Water Pollution Prevention Plan (SWPPP). The Contractor’s detailed project specific plan to minimize erosion and contain sediment within the Project Zone, and to prevent discharge of pollutants that exceed applicable water quality standards. The SWPPP includes, but is not limited to, amendments, records of activities, inspection schedules, and reports, qualifications of key personnel, and all other documentation, required by the CGP and this specification, and other applicable local, state, and federal laws and regulations.

Storm Water Pollution Prevention Plan Two (SWPPP2). The Contractor’s detailed project specific plan to comply with CGP or MSGP requirements, for Contractor construction-related activities outside the Project Zone.

Subcontractor Spill Response Coordinator. The subcontractor’s representative with authority and responsibility for coordinating the subcontractor’s activities in compliance with the HMCP and SPCC Plan.

Subcontractor SWPPP Coordinator. The subcontractor’s representative with authority to direct the subcontractor’s work, and who is responsible for coordination with the Superintendent and SWPPP Manager, and for the subcontractor’s compliance with the SWPPP.

Superintendent. The Contractor’s duly authorized representative in responsible charge of the work.  The Superintendent has responsibility and authority for the overall operation of the Project and for Contractor furnished sites and facilities directly related to the Project.

SWPPP Amendment. A revision or document that adds to, deletes from, or modifies the SWPPP.

SWPPP Manager. The Contractor’s qualified representative who conducts Inspections, updates SWPPP records, and has authority to suspend work and to implement corrective actions required for CGP compliance.

SWPPP Preparer. The Contractor’s qualified representative who is responsible for developing the initial SWPPP.

Utility Spill Response Coordinator. The Utility’s representative with authority and responsibility for coordinating the Utility’s activities in compliance with the HMCP and SPCC Plan.

Utility SWPPP Coordinator. The Utility’s representative with authority to direct the Utility’s work, and who is responsible for coordination with the Superintendent and SWPPP Manager, and for the Utility’s compliance with the SWPPP.

641-1.03 PLAN AND PERMIT SUBMITTALS.

For plans listed in Subsection 108-1.03.5 (SWPPP and HMCP) use the Contractor submission and Department review deadlines identified in Subsection 641-1.03.

Partial and incomplete submittals will not be accepted for review.  Any submittal that is re-submitted or revised after submission, but before the review is completed, will restart the submittal review timeline. No additional Contract time or additional compensation will be allowed due to delays caused by partial or incomplete submittals, or required re-submittals.

1.	Storm Water Pollution Prevention Plan. Submit an electronic copy and three hard copies of the SWPPP to the Engineer for approval. Deliver these documents to the Engineer at least 21 days before beginning Construction Activity. Organize and bind the SWPPP and related documents for submittal according to the requirements of Subsection 641-2.01.2.

The Department will review the SWPPP submittals within 14 days after they are received. Submittals will be returned to the Contractor, and marked as either “rejected” with reasons listed or as “approved” by the Department. When the submittal is rejected, the Contractor must revise and resubmit the SWPPP. The 14 day review period will restart when the contractor submits an electronic copy and three hard copies of the revised SWPPP to the Engineer for approval.

After the SWPPP is approved by the Department, the Contractor must sign and certify the approved SWPPP. See Item 4 for further SWPPP submittal requirements.

2.	Hazardous Material Control Plan.  Submit an electronic copy and three hard copies of the HMCP, as an appendix to the SWPPP, to the Engineer for approval. The HMCP submittal and review timeline, and signature requirements are the same as the SWPPP.

3.	Spill Prevention, Control, and Countermeasure Plan. When a SPCC Plan is required under Subsection 641-2.03, submit an electronic copy and three signed hard copies of the SPCC Plan to the Engineer. Deliver these documents to the Engineer at least 21 days before beginning Construction Activity. The Department reserves the right to review the SPCC Plan and require modifications.

4.	CGP Coverage. The Contractor is responsible for permitting of Contractor and subcontractor Construction Activities related to the Project. Do not use the SWPPP for Construction Activities outside the Project Zone where the Department is not an operator.  Use a SWPPP2 for Construction Activities outside the Project Zone.

After Department approval of the SWPPP and prior to beginning Construction Activity, submit an eNOI with the required fee to ADEC for coverage under the Construction General Permit (CGP). Submit a copy of the signed eNOI and ADEC’s written acknowledgement (by letter or other document), to the Engineer as soon as practicable and no later than three days after filing eNOI or receiving a written response.

Do not begin Construction Activity until the conditions listed in Subsection 641-3.01.1 are completed.

The Department will submit an eNOI to ADEC for Construction Activities inside the Project Zone. The Engineer will provide the Contractor with a copy of the Department’s eNOI and ADEC’s written acknowledgment (by letter or other document), for inclusion in the SWPPP.

Before Construction Activities occur, transmit to the Engineer an electronic copy of the approved and certified SWPPP, with signed Delegations of Signature Authorities, SWPPP Certifications, both permittee’s signed eNOIs and ADEC’s written acknowledgement.

5.	Ending CGP Coverage. Submit an eNOT to ADEC within 30 days after the Engineer has determined the conditions listed in Subsection 641-3.01.6 have been met. Submit a copy of the signed eNOT and ADEC’s acknowledgement letter to the Department within three days of filing the eNOT or receiving a written response.

6.	ADEC SWPPP Review. When CGP Part 2.1.3, requires ADEC SWPPP review:

a.	Transmit a copy of the Department-approved SWPPP to ADEC using delivery receipt confirmation;

b.	Transmit a copy of the delivery receipt confirmation to the Engineer within seven days of receiving the confirmation; and

c.	Retain a copy of delivery receipt confirmation in the SWPPP.

7.	Local Government SWPPP Review. When local government or the CGP Part 2.1.4, requires local government review:

a.	Transmit a copy of the Department-approved SWPPP and other information as required to local government, with the required fee.  Use delivery receipt confirmation;

b.	Transmit a copy of the delivery receipt confirmation to the Engineer within seven days of receiving the confirmation;

c.	Transmit a copy of any comments by the local government to the Engineer within seven days of receipt;

d.	Amend the SWPPP as necessary to address local government comments and transmit SWPPP Amendments to the Engineer within seven days of receipt of the comments;

e.	Include a copy of local government SWPPP review letter in the SWPPP; and

f.	File a notification with local government that the project is ending.

8.	Modifying Contractor’s eNOI. When required by The CGP Part 2.7, modify your eNOI to update or correct information. Reasons for modification include a change in start or end dates, small changes in number of acres to be disturbed, change in decision to use or not use treatment chemicals, or change in location of SWPPP Records.

The Contractor must submit an eNOT and then submit a new eNOI instead of an eNOI modification when: the operator has changed, the original eNOI indicates disturbed area less than five acres and the project will disturb more than five acres, or a project over five disturbed acres grows by more than 50%.

641-1.04 PERSONNEL QUALIFICATIONS.

Provide documentation in the SWPPP that the individuals serving in these positions meet the personnel qualifications.

The SWPPP Preparer must meet at least one of the following qualifications:

a.	Current certification as a Certified Professional in Erosion and Sediment Control (CPESC);

b.	Current certification as AK-CESCL, and at least two years experience in erosion and sediment control, as a SWPPP Manager or SWPPP writer, or equivalent. Provide documentation including project names, project timelines, and work responsibilities demonstrating the experience requirement; or

c.	Professional Engineer registered in the State of Alaska with current certification as AK-CESCL.

For Projects disturbing more than 20 acres, the SWPPP Preparer must also have completed a SWPPP Preparation course.

The Superintendent must meet the following qualifications:

a.	Current certification as AK-CESCL; and

b.	Duly authorized representative, as defined in the CGP, Appendix A, Part 1.12.3.

The SWPPP Manager must have current certification as AK-CESCL and must meet the CGP experience, training, and authority requirements identified for the Storm Water Lead and Storm Water Inspector positions as defined in the CGP, Appendix C, Qualified Person.

The Active Treatment System (ATS) operator must have current certification as AK-CESCL, and be knowledgeable in the principals and practices of treatment systems in general, and the operation of the project-specific ATS. The ATS operator must have at least three months field experience with ATS, or completion of an ATS manufacturer’s training course, or completion of system operator's certification course.

The Department accepts people having any of the following certificates as equivalent to AK-CESCL, if the certificates are current according to the sponsoring organization’s policies:

a.	CPESC, Certified Professional in Erosion and Sediment Control; or

b.	CISEC, Certified Inspector in Sediment and Erosion Control.

641-1.05 SIGNATURE/CERTIFICATION REQUIREMENTS AND DELEGATIONS.

1.	eNOI and eNOT. The eNOI and eNOT must be signed and certified by a responsible corporate officer according to CGP Appendix A, Part 1.12.2. Signature and certification authority for the eNOI and eNOT cannot be delegated.

2.	Delegation of Signature Authority for Other SWPPP Documents and Reports. Use Form 25D-108 to delegate signature authority and certification authority to the Superintendent position, according to CGP Appendix A, Part 1.12.3, for the SWPPP, Inspection Reports and other reports required by the CGP. The Superintendent position is responsible for signing and certifying the SWPPP, Inspection Reports, and other reports required by the CGP, except the eNOI and eNOT.

The Engineer will provide the Department’s delegation Form 25D-107, which the Contractor must include in the SWPPP.

3.	Subcontractor Certification. Subcontractors must certify that they have read and will abide by the CGP and the conditions of the project SWPPP.

4.	Signatures and Initials. Handwrite signatures or initials on CGP documents and SWPPP forms, wherever a signature or initial is required.

641-1.06 RESPONSIBILITY FOR STORM WATER PERMIT COVERAGE.

1.	The Department and the Contractor are jointly responsible for permitting and permit compliance within the Project Zone.

2.	The Contractor is responsible for permitting and permit compliance outside the Project Zone. The Contractor has sole responsibility for compliance with ADEC, COE and other applicable federal, state, and local requirements, and for securing all necessary clearances, rights, and permits. Subsection 107-1.02 describes the requirement to obtain permits, and to provide permit documents to the Engineer.

3.	An entity that owns or operates, a commercial plant (as defined in Subsection 108-1.01.3) or material source or disposal site outside the Project Zone, is responsible for permitting and permit compliance. The Contractor has sole responsibility to verify that the entity has appropriate permit coverage. Subsection 107-1.02 describes the requirement to obtain permits, and to provide permit documents to the Engineer.

4.	The Department is not responsible for permitting or permit compliance, and is not liable for fines resulting from noncompliance with permit conditions:

a.	For areas outside the Project Zone;

b.	For Construction Activity and Support Activities outside the Project Zone; and

c.	For commercial plants, commercial material sources, and commercial disposal sites.

641-1.07 UTILITY.

Relocation Coverage. A Utility company is not an Operator when utility relocation is performed concurrently with the Project, as outlined in Section 105-1.06.  The Department maintains operational control over the Utility’s plans and specifications for coordination with project construction elements, and the Contractor has day-to-day control over the various utility construction activities that occur in support of the Project.  A Utility company is considered a subcontractor for concurrent relocation.

After the Contractor has an active NOI for the Project, a Utility Company performing advance relocation work under a separate SWPPP no longer has Operator status and files the NOT for the Utility Company’s SWPPP covering only the completed utility work.  Remaining utility relocation work is included in and performed under the Project SWPPP.

641-2.01 STORM WATER POLLUTION PREVENTION PLAN (SWPPP) REQUIREMENTS.

1.	SWPPP Preparer and Pre-Construction Site Visit.

Use a SWPPP Preparer to develop the SWPPP and associated documents, according to the requirements of the CGP and COE permit. The SWPPP Preparer must put their name, qualifications (including the expiration date of any certifications), title and company name in the SWPPP.

The SWPPP Preparer must conduct a pre-construction inspection at the Project site before construction activity begins. If the SWPPP Preparer is not a Contractor employee, the SWPPP Preparer must visit the site accompanied by the Contractor. Give the Department at least seven days notice of the site visit, so that the Department may participate.

During the pre-construction inspection, the SWPPP Preparer must identify, or if a draft of the SWPPP has already been prepared verify that the SWPPP fully addresses and describes:

- Opportunities to phase construction activities;

- Appropriate BMPs and their sequencing; and

- Sediment controls that must be installed prior to beginning Construction Activities.

Document the SWPPP Preparer’s pre-construction inspection in the SWPPP on Form 25D-106, SWPPP Pre-Construction Site Visit, including the names of attendees and the date.

2.	Developing the SWPPP.

Use the Department’s ESCP, Environmental commitments, and other Contract documents as a starting point for developing the SWPPP. The approved SWPPP replaces the ESCP.

Develop the SWPPP with sections and appendices, according to the current DOT&PF SWPPP template. Include information required by the Contract and the CGP.

Obtain the following forms after they have been completed by the Department and include them in the SWPPP:

	SWPPP Delegation of Signature Authority – DOT&PF (25D-107)

	SWPPP Certification for DOT&PF (25D-109)

	SWPPP Delayed Action Item Report (25D-113)

Use the following Department forms for recording information in the SWPPP:

	SWPPP Amendment Log (25D-114)

	SWPPP Certification for Contractor (25D-111)

	SWPPP Construction Site Inspection Report (25D-100)

	SWPPP Corrective Action Log (25D-112)

	SWPPP Daily Record of Rainfall (25D-115)

	SWPPP Delegation of Signature Authority – Contractor (25D-108)

	SWPPP Grading and Stabilization Activities Log (25D-110)

	SWPPP Pre-Construction Site Visit (25D-106)

	SWPPP Project Staff Tracking (25D-127)

	SWPPP Subcontractor Certification (25D-105)

	SWPPP Training Log (25D-125)

SWPPP Template and Forms are available online at:

http://www.dot.state.ak.us/stwddes/dcsconst/pop_constforms.shtml

Compile the SWPPP in three ring binders with tabbed and labeled dividers for each section and appendix.

3.	SWPPP Considerations and Contents.

The SWPPP must provide erosion and sediment control measures for all Construction Activity within the Project Zone. Construction activity outside the Project Zone must have permit coverage, using a separate SWPPP2, and separate Contractor Inspections.

The SWPPP must consider the activities of the Contractor and all subcontractors and utility companies performing work in the Project Zone. The SWPPP must describe the roles and responsibilities of the Contractor, subcontractors, utility companies, and the Department with regard to implementation of the SWPPP.  The SWPPP must identify all operators for the Project, including utility companies performing Construction Activity, and identify the areas:

a.	Over which each operator has operational control; and

b.	Where the Department and Contractor are co-operators.

For work outside the Project Zone, the SWPPP must identify the entity that has stormwater permit coverage, the operator, and the areas that are:

a.	Dedicated to the Project and where the Department is not an operator; and

b.	Not dedicated to the project, but used for the project.

Develop the SWPPP according to the requirements of the CGP and this specification. Account for the Contractor’s construction methods and phasing. Identify the amount of mean annual precipitation.

Comply with the CGP Part 1.4 .2 Allowable Non-Storm Water Discharges. List locations where authorized non-storm water will be used, including the types of water that will be used on-site.

Include the Department’s Antidegradation Analysis in the SWPPP if storm water from the Project Zone discharges into receiving water that is considered high quality water and that constitutes an outstanding national resource, according to CGP Part 2.1.5.

There are special requirements in the CGP Part 3.2, for storm water discharges into an impaired water body, and they may include monitoring of storm water discharges. For Projects meeting the permit criteria, the Department will initiate a monitoring program for the storm water within the Project Zone, and will provide the required information and reports for inclusion in the SWPPP. The Contractor is responsible for monitoring and reporting outside the Project Zone.

Preserve natural topsoil unless infeasible. Delineate the site according to CGP Part 4.1.  Use stakes, flags, or silt fence, etc. to identifying areas where land disturbing activities will occur and areas that will be left undisturbed. Minimize the amount of soil exposed during Construction activity according to CGP Part 4.1.2.

Comply with CGP Part 4.3, requirements for dewatering for trenches and excavations.

The SWPPP must identify specific areas where potential erosion, sedimentation, or pollution may occur.  The potential for wind erosion must be addressed.  The potential for erosion at drainage structures must be addressed.

Describe methods and time limits, to initiate temporary or permanent soil stabilization. For areas with mean annual precipitation of:

a.	40 inches or less, initiate stabilization as soon as practicable and within 14 days; or

b.	Greater than 40 inches, initiate stabilization as soon as practicable and within seven days.

Within seven days of initiating final stabilization, either complete final stabilization or continue maintenance of work until final stabilization is complete.

Include in the “Stabilize Soils” section of the SWPPP, a description of how you will minimize the amount of disturbed and unstabilized ground in the fall season. Identify anticipated dates of fall freeze-up and spring thaw. Describe how you will stabilize areas when it is close to or past the seasonal time of snow cover or frozen conditions, and before the first seasonal thaw. Include a plan for final stabilization.

Plans for Active Treatment Systems must be submitted to DEC for review at least 14 days prior to their use and the Operator of the ATS identified in the SWPPP. Any use of treatment chemicals must be identified on the NOI.

The SWPPP must provide designated areas for equipment and wheel washing, equipment fueling and maintenance, chemical storage, staging or material storage, waste or disposal sites, concrete washouts, paint and stucco washouts, and sanitary toilets. These activities must be done in designated areas that are located, to the extent practicable, away from drain inlets, conveyance channels, and waters of the US. No discharges are allowed from concrete washout, paint and stucco washout; or from release oils, curing compounds, fuels, oils, soaps, and solvents. Equipment and wheel washing water that doesn’t contain detergent may be discharged on-site if it is treated before discharge.

Design temporary BMPs for a 2 year 24 hour precipitation amount. Describe BMPs in the SWPPP and in SWPPP Amendments, including source controls, sediment controls, discharge points, and temporary and permanent stabilization measures. Describe the design, placement, installation, and maintenance of each BMP, using words, and drawings as appropriate. Describe the design capacity of sediment basins (including sediment ponds and traps). Provide a citation to the BMP Manual or publication used as a source for the BMP, including the title of the BMP Manual or publication, the author (individual or agency), and date of publication. If no published source was used to select or design a BMP, then the SWPPP or SWPPP amendment must state that “No BMP manual or publication was used for this design.”

Describe the sequence and timing of activities that disturb soils and of BMP implementation and removal. Phase earth disturbing activities to minimize unstabilized areas, and to achieve temporary or final stabilization quickly. Whenever practicable incorporate final stabilization work into excavation, embankment, and grading activities.

Identify the inspection frequency in the SWPPP:

•	For areas where the mean annual precipitation is 15 inches or less, inspect at least once every 14 days during construction and within 24 hours of the end of a storm event that resulted in a discharge.

•	For areas where the mean annual precipitation is between 15 to 40 inches, inspect once every seven days.

•	For areas where the mean annual precipitation is 40 inches or greater, inspect twice every seven days.

Linear Project Inspections, described in CGP Part 6.5, are not applicable to this project.

The SWPPP must cite and incorporate applicable requirements of the Project permits, environmental commitments, COE permit, and commitments related to historic preservation. Make additional consultations or obtain permits as necessary for Contractor specific activities which were not included in the Department’s permitting and consultation.

The SWPPP is a dynamic document. Keep the SWPPP current by noting installation, modification, and removal of BMPs, and by using amendments, SWPPP amendment logs, Inspection Reports, corrective action logs, records of land disturbance and stabilization, and any other records necessary to document storm water pollution prevention activities and to satisfy the requirements of the Consent Decree, CGP and this specification. See Subsection 641-3.03 for more information.

4.	Recording Personnel and Contact Information in the SWPPP.

Identify the SWPPP Manager as the Storm Water Lead and Storm Water Inspector positions in the SWPPP. Document the SWPPP Manager’s responsibilities in Section 2.0 Storm Water Contacts, of the SWPPP template and:

a.	Identify that the SWPPP Manager does not have authority to sign inspection reports (unless the SWPPP Manager is also the designated project Superintendent).

b.	Identify that the SWPPP Manager cannot prepare the SWPPP unless the SWPPP Manager meets the Contract requirements for the SWPPP Preparer.

Include in the SWPPP, Records of the AK-CESCL cards or certificates for the Superintendent and SWPPP Manager, and for any acting Superintendent and acting SWPPP Managers.  If the Superintendent or SWPPP Manager is replaced permanently or temporarily, by an acting Superintendent or acting SWPPP Manager, record in the SWPPP (use Form 25D-127) the names of the replacement personnel, the date of the replacement. For temporary personnel record their beginning and ending dates.

Provide 24 hour contact information for the Superintendent and SWPPP Manager. The Superintendent and SWPPP Manager must have 24 hour contact information for all Subcontractor SWPPP Coordinators and Utility SWPPP Coordinators.

Include in the SWPPP, Records of the AK-CESCL cards or certificates of ATS operators. Record the names of ATS operators and their beginning and ending dates, on Form 25D-127.

The Department will provide Records of AK-CESCL cards or certificates for the Project Engineer, Stormwater Inspectors, and Monitoring Person (if applicable), and names and dates they are acting in that position. Include the Department’s Records in the SWPPP Appendix.   Include the department’s Storm Water Inspector and Storm Water Monitoring Person (if applicable) in section 2.0 of the SWPPP.

641-2.02 HAZARDOUS MATERIAL CONTROL PLAN (HMCP) REQUIREMENTS.

Prepare the HMCP for prevention of pollution from storage, use, containment, cleanup, and disposal of all hazardous material, including petroleum products related to construction activities and equipment. Include the HMCP as an appendix to the SWPPP. Compile Material Safety Data Sheets in one location and reference that location in the HMCP.

Designate a Contractor’s Spill Response Field Representative with 24 hour contact information. Designate a Subcontractor Spill Response Coordinator for each subcontractor. The Superintendent and Contractor’s Spill Response Field Representative must have 24 hour contact information for each Subcontractor Spill Response Coordinator and the Utility Spill Response Coordinator.

List and give the location and estimated quantities of hazardous materials (Including materials or substances listed in 40 CFR 117 and 302, and petroleum products) to be used or stored on the Project. Hazardous materials must be stored in covered storage areas.  Include secondary containment for all hazardous material storage areas.

Identify the locations where fueling and maintenance activities will take place, describe the activities, and list controls to prevent the accidental spillage of petroleum products and other hazardous materials. Controls include placing absorbent pads or other suitable containment under fill ports while fueling, under equipment during maintenance or repairs, and under leaky equipment.

List the types and approximate quantities of response equipment and cleanup materials available on the Project. Include a list and location map of cleanup materials, at each different work site and readily available off site (materials sources, material processing sites, disposal sites, staging areas, etc). Spill response materials must be stored in sufficient quantity at each work location, appropriate to the hazards associated with that site.

Describe procedures for containment and cleanup of hazardous materials.  Describe a plan for the prevention, containment, cleanup, and disposal of soil and water contaminated by spills.  Describe a plan for dealing with contaminated soil and water encountered during construction. Clean up spills or contaminated surfaces immediately.

Describe methods of disposing of waste petroleum products and other hazardous materials generated by the Project, including routine maintenance.  Identify haul methods and final disposal areas.  Assure final disposal areas are permitted for hazardous material disposal.

Describe methods of complying with the requirements of AS 46.04.010-900, Oil and Hazardous Substances Pollution Control, and 18 AAC 75. Include contact information for reporting hazardous materials and petroleum product spills to the Project Engineer and reporting to federal, state, and local agencies.

641-2.03 SPILL PREVENTION, CONTROL, AND COUNTERMEASURE PLAN (SPCC Plan) REQUIREMENTS.

Prepare and implement an SPCC Plan when required by 40 CFR 112; when both of the following conditions are present on the Project:

a.	Oil or petroleum products from a spill may reach navigable waters (as defined in 40 CFR 112); and

b.	Total above ground storage capacity for oil and any petroleum products is greater than 1,320 gallons (not including onboard tanks for fuel or hydraulic fluid used primarily to power the movement of a motor vehicle or ancillary onboard oil-filled operational equipment, and not including containers with a storage capacity of less than 55 gallons).

Reference the SPCC Plan in the HMCP and SWPPP.

641-2.04 RESPONSIBILITY AND AUTHORITY OF THE SUPERINTENDENT AND SWPPP MANAGER.

The Superintendent is responsible for the overall operation of the Project and all Contractor furnished sites and facilities directly related to the Project. The Superintendent shall sign and certify the SWPPP, Inspection Reports, and other reports required by the CGP, except the NOI and NOT. The Superintendent may not delegate the task or responsibility of signing and certifying the SWPPP submitted under Subsection 641-1.03.1, Inspection Reports, and other reports required by the CGP.

The Superintendent may assign certain duties to the SWPPP Manager those duties may include:

a.	Ensuring Contractor’s and subcontractor’s compliance with the SWPPP and CGP;

b.	Ensuring the control of erosion, sedimentation, or discharge of pollutants;

c.	Directing and overseeing installation, maintenance, and removal of BMPs;

d.	Performing Inspections; and

e.	Updating the SWPPP including adding amendments and forms.

When Bid Item 641(7) is part of the Contract, the SWPPP Manager must be available at all times to administer SWPPP requirements, and be physically present within the Project Zone or the project office, for at least eight hours per day when construction activities are occurring.

The Superintendent and SWPPP Manager shall be knowledgeable in the requirements of this Section 641, the SWPPP, CGP, BMPs, HMCP, SPCC Plan, environmental permits, environmental commitments, and historic preservation commitments.

The Superintendent and SWPPP Manager shall have the Contractor’s complete authority and be responsible for suspending construction activities that do not conform to the SWPPP or CGP.

641-2.05 MATERIALS.

Use materials suitable to withstand hydraulic, wind, and soil forces, and to control erosion and trap sediments according to the requirements of the CGP and the Specifications.

Use the temporary seed mixture specified by special provision, or use annual rye grass if no temporary seed mix is specified.

Use soil stabilization material as specified in Section 727.

Use silt fences as specified in Section 729.

Use straw that is certified as free of noxious weed by the United States Department of Agriculture, Natural Resources Conservation Service, Local Soil, and Water Conservative District. Alaska Weed Free Forage Certification Program must be used when available. Hay may not be substituted for straw.

Use Oregon Scientific RGR126 wireless rain gauge with temperature, or Taylor 2751 Digital Wireless Rain Gauge with Thermometer, or approved equivalent.

641-2.06 CONTRACTOR REQUIREMENTS.

The Contractor must be familiar with the requirements of the CGP and Consent Decree because Contractor’s employees will be conducting duties that relate to compliance with the CGP and the Consent Decree. A copy of the Consent Decree is available on the Department’s Statewide Environmental Office web page.

641-3.01 CONSTRUCTION REQUIREMENTS.

Comply with the SWPPP and the requirements of the CGP.

1.	Before Construction Activity may Begin.

The following actions must be completed before Construction Activity begins:

a.	The SWPPP Preparer must visit the Project, the visit must be documented in the SWPPP, and the SWPPP must be developed (or amended) with findings from the visit;

b.	The SWPPP must be approved by the Engineer;

c.	The Contractor must be authorized to begin by the Engineer;

d.	The Project eNOIs for the Department and for the Contractor, as well as any other eNOIs if there are additional operators, must be listed as Active Status on the ADEC website;

e.	The Department approved SWPPP must be submitted to ADEC and Local Government (when required); and

f.	The Contractor has transmitted to the Engineer an electronic copy of the approved SWPPP.

You may begin Winter Construction activity according to CGP Part 4.10.3, provided actions a through c above is completed before winter construction activity begins.

Post notices containing the following information:

a.	Copy of all eNOIs related to this project;

b.	Name and 24 hour phone number of SWPPP Manager; and

c.	Location of the SWPPP.

Post notices on the outside wall of the Contractor’s project office, and near the main entrances of the construction project. Protect postings from the weather. Locate postings so the public can read them without obstructing construction activities or the traveling public (for example, at an existing pullout).  Do not use retroreflective signs for the SWPPP posting. Do not locate SWPPP signs in locations where the signs may be confused with traffic control signs or devices. Update the notices if the listed information changes.

Install an outdoor rain gauge in per manufacturer’s guidance in a readily accessible location on the Project.

Delineate the site for both land disturbing activities and areas that will be left undisturbed. Install sediment controls and other BMPs that must be placed prior to the initiation of Construction Activity.

2.	During Construction.

Before subcontractors or utility companies begin soil disturbing activities, provide to them copies of applicable portions of the SWPPP, and require them to sign a SWPPP Subcontractor Certification, Form 25D-105. Include SWPPP Subcontractor Certifications as an appendix to the SWPPP. Ensure subcontractors and utility companies understand and comply with the SWPPP and the CGP. Inform subcontractors and utility companies of SWPPP amendments that affect them in a timely manner. Coordinate with subcontractors and utility companies doing work in the Project Zone so BMPs, including temporary and permanent stabilization are installed, maintained, and protected from damage.

Provide on-going training to employees and subcontractors, on control measures at the site and applicable storm water pollution prevention procedures. Training must be specific to the installation, maintenance, protection, and removal of control measures. Training must be given at a frequency that will be adequate to ensure proper implementation and protection of control measures, and no less frequently than once a month during construction activity. Document on the SWPPP Training Log. Form 25D-125, the dates, and attendees to these trainings. Include the SWPPP Training Log as an appendix to the SWPPP.

Notify the Engineer immediately if the actions of any utility company or subcontractor do not comply with the SWPPP and the CGP.

Comply with Subsection 107-1.11 Protection and Restoration of Property and Landscape. Concrete washout must be fully contained.

Fuel the equipment in designated areas. Place absorbent pads or other suitable containment under fill ports while fueling, under equipment during maintenance or repairs, and under leaky equipment.

Comply with requirements of the HMCP and SPCC Plan, and all local, state, and federal regulations that pertain to the handling, storage, containment, cleanup, and disposal of petroleum products or other hazardous materials.

Keep the SWPPP and HMCP current (refer to Subsection 641-2.01.3, SWPPP Considerations and Contents).

3.	Pollutant and Hazardous Materials Reporting Requirements.

If there has been an incident of non-compliance with the CGP that may endanger health or the environment, immediately report the incident to ADEC according to the CGP, Appendix A, Part 3.0. Notify the Engineer immediately and to the extent possible coordinate reports to ADEC with the Engineer.

The report must include:

a.	A description of the noncompliance and its causes;

b.	The exact dates and times of noncompliance;

c.	If not yet corrected the anticipated time the project will be brought back into compliance; and

d.	The corrective action taken or planned to reduce, eliminate and prevent reoccurrence.

If there has been an incident of non-compliance with COE Permits, then notify the Engineer immediately of the non-compliance.

Report spills of petroleum products or other hazardous materials to the Engineer and other agencies as required by law. Use the HMCP and SPCC Plan (if available) for contact information to report spills to regulatory agencies.

4.	Corrective Action and Maintenance of BMPs.

Implement maintenance as required by the CGP, SWPPP, and manufacturer’s specifications, whichever is more restrictive.

Implement corrective action:

a.	If an incident of non-compliance with the SWPPP or CGP is identified;

b.	If an Inspection or the Engineer identifies the SWPPP or any part of the SWPPP is ineffective in preventing erosion, sedimentation or the discharge of pollutants;

c.	If a required BMP was not installed according to the SWPPP schedule or phasing, or was installed incorrectly, or was not installed according to the CGP Part 4.0;

d.	If a BMP is not operating as intended, has not been maintained in an effective operation condition, or is unable to effectively perform the intended function;

e.	If a prohibited discharge of pollutants, as specified in CGP Part 4.6, is occurring or will occur; or

f.	If there is accumulation of sediment or other pollutants, that is in or near any storm water conveyance channels, or that may enter a discharge point or storm sewer system. If there is accumulation of sediment or other pollutants that is being tracked outside the project zone.

Implement corrective actions so that they comply with the following time requirements:

a.	For conditions that are easily remedied (i.e. removal of tracked sediment, maintenance of control measure, or spill clean-up), initiate corrective action within 24 hours and complete as soon as possible;

b.	For all other conditions, meet both requirements:

(1)	Corrective action is completed in time to protect water quality; and

(2)	Corrective action is completed no later than the Complete-by-Date that was entered in an Inspection Report (see Subsection 641-3.03.2 for more information).

If a corrective action is not implemented within the time requirements of this section, document the situation in the SWPPP, notify the Engineer, and implement corrective action as soon as possible.

If a corrective action could affect a subcontractor, notify the subcontractor within three days of taking the corrective action. Require in your written subcontract, that subcontractors must notify the Contractor within 24 hours of becoming aware of a condition that requires a corrective action.

5.	Stabilization.

Stabilization may be accomplished using temporary or permanent measures. Initiate stabilization of disturbed soils, erodible stockpiles, disposal sites, and of erodible aggregate layers so that all of the following conditions are satisfied:

a.	As soon as practicable;

b.	As soon as necessary to avoid erosion, sedimentation, or the discharge of pollutants; and

c.	As identified in the SWPPP.

Land may be disturbed and stabilized multiple times during a project. Coordinate work to minimize the amount of disturbed soil at any one time. Do not disturb more soil than you can stabilize with the resources available.

Temporarily stabilize from wind and water erosion portions of disturbed soils, portions of stockpiles, and portions of disposal sites, that are not in active construction. Temporary stabilization measures may require a combination of measures including but not limited to vegetative cover, mulch, stabilizing emulsions, blankets, mats, soil binders, non-erodible cover,  dust palliatives, or other approved methods.

When temporary or permanent seeding is required, provide a working hydro seeding equipment located within 100 miles of the project by road; with 1,000 gallon or more tank capacity, paddle agitation of tank, and the capability to reach the seed areas with an uniform mixture of water, seed, mulch and tackifier. If the project is located in an isolated community, the hydro-seeder must be located at the project.

Before applying temporary or permanent seeding, prepare the surface to be seeded to reduce erosion potential and to facilitate germination and growth of vegetative cover. Apply seed and maintain seeded areas. Reseed areas where growth of temporary vegetative cover is inadequate to stabilize disturbed ground.

Apply permanent seed according to Sections 618 and 724, within the time periods allowed by the CGP and the contract, at locations where seeding is indicated on the plans and after land-disturbing activity is permanently ceased.

When installing a culvert or other drainage structure where stream bypass is not used, install temporary or permanent stabilization concurrently or immediately after placing the culvert or drainage structure in a manner that complies with the SWPPP, applicable project permits and prevents discharge of pollutants. Install temporary and permanent stabilization:

a.	At the culvert or drainage structure inlet and outlet; and

b.	In the areas upstream and downstream, that may be disturbed by the process of installing the culvert, culvert end walls, culvert end sections, or drainage structure.

Before deactivating a stream bypass or stream diversion used for construction of a bridge, culvert, or drainage structure, install permanent stabilization:

a.	At the inlet and outlet of the culvert, drainage structure, or bridge;

b.	In the area upstream and downstream of the culvert, drainage structure, or bridge, that is disturbed during installation or construction of the culvert, drainage structure, or bridge; and

c.	Under the bridge.

Within seven days of initiating final stabilization, either complete final stabilization or continue maintenance of work until final stabilization is complete.

6.	Ending CGP Coverage and BMP Maintenance.

The Engineer will determine the date that all the following conditions for ending CGP coverage have been met within the Project Zone:

a.	Land disturbing activities have ceased;

b.	Final Stabilization has been achieved (including at Department furnished material sources, disposal sites, staging areas, equipment areas, etc.); and

c.	Temporary BMPs have been removed.

After the Engineer has determined the conditions for ending CGP coverage have been met, the Department will:

a.	Send written notice to the Contractor with the date that the conditions were met;

b.	Submit an eNOT to ADEC; and

c.	Provide a copy of the eNOT and ADEC’s acknowledgement letter to the Contractor.

The Contractor is responsible for ending permit coverage within the Project Zone, by submitting an eNOT to ADEC within 30 days of meeting the conditions for ending CGP coverage. The Contractor is responsible for BMP maintenance and SWPPP updates until permit coverage is ended.

If the Contractor’s CGP eNOI acreage includes Support Activities and any other areas where the Department is not an Operator, the Contractor may not be able to file an eNOT at the same time as the Department.  In this case, the Contractor must amend the SWPPP and separate SWPPP2(s), to indicate the Department’s CGP coverage has ended, and the Department is no longer an Operator within the Project Zone.

The Contractor must indicate in the SWPPP the areas that have reached Final Stabilization, and the dates land disturbing activities ended and Final Stabilization was achieved. The Contractor must submit an eNOT to ADEC, and insert copies of the Department’s and the Contractor’s eNOTs with ADEC’s acknowledgement letters in the appendix of the SWPPP.

The Contractor must submit a copy of each signed eNOT and ADEC’s acknowledgement letter to the Department within three days of filing the eNOT or receiving a written response.

The Contractor is responsible for coordinating local government inspections of work and ending permit coverage with local government. See Subsection 641-1.03.5 for more information.

7.	Transmit final SWPPP.

Transmit one copy of the final SWPPP, including all amendments, appendices, and maps, to the Engineer; when the project eNOTs are filed, or within 30 days of the Department’s eNOT being filed, whichever is sooner. Transmittal must be by both electronic and hard copy.

641-3.02 SWPPP DOCUMENTS, LOCATION ON-SITE, AVAILABILITY, AND RECORD RETENTION.

The SWPPP and related documents maintained by the Contractor are the Record for demonstrating compliance with the CGP and the Consent Decree. Copies of SWPPP documents transmitted to the Engineer under the requirements of this specification are informational and do not relieve the Contractor’s responsibility to maintain complete records as required by the CGP and this specification.

Keep the SWPPP, HMCP, and SPCC Plan at the on-site project office. If there is not an on-site project office, keep the documents at a locally available location that meets CGP requirements and is approved by the Engineer. Records may be moved to another office for record retention after the eNOTs are filed. Records may be moved to another office during winter shutdown.  Update on-site postings if records are relocated during winter shutdown. Provide the Department with copies of all Records.

Retain Records and a copy of the SWPPP, for at least three years after the date of eNOT. If EPA or ADEC inspects the project,  issues a Notice of Violation (NOV), or begins investigation for a potential NOV before the retention period expires, retain the SWPPP and all Records related to the SWPPP and CGP until at least three years after EPA and/or ADEC has determined all issues related to the investigation  are settled.

The SWPPP and related documents must be made available for review and copy, to the Department and other regulatory agencies that request them.  See CGP Parts 5.10, 6.6 and 9.4.

641-3.03 SWPPP INSPECTIONS, AMENDMENTS, REPORTS, AND LOGS.

Perform Inspections, prepare Inspection Reports, and prepare SWPPP Amendments in compliance with the SWPPP and the CGP.  Update SWPPP Corrective Action Log, SWPPP Amendment Log, SWPPP Grading and Stabilization Activities Log, and SWPPP Daily Record of Rainfall forms. For active projects, update the Records daily.

1.	Inspection during Construction.

Conduct Inspections according to the schedule and requirements of the SWPPP and CGP.

Inspections required by the CGP and SWPPP must be performed by the Contractor’s SWPPP Manager and the Department’s Stormwater Inspector jointly, unless impracticable. For this paragraph, “impracticable” means when both inspectors must fly to a remote area in the winter or when one inspector is sick or unable to travel to the site due to weather.  When this is the case, the Operator who conducts the Inspection must provide a copy of the Inspection Report to the other Operator within three days of the Inspection date and document the date of the report transmittal.

2.	Inspection Reports.

Use only the DOT&PF SWPPP Construction Site Inspection Report, Form 25D-100 to record Inspections. Changes or revisions to Form 25D-100 are not permitted; except for adding or deleting data fields that list: Location of Discharge Points and Site Specific BMPs. Complete all fields included on the Inspection Report form; do not leave any field blank.

Unless otherwise directed by the Engineer, insert a Complete-by-Date for each corrective action listed that complies with:

a.	In time to protect water quality;

b.	less than seven calendar days after the date the inspection was performed; and

c.	before the next scheduled inspection.

Provide a copy of the completed, unsigned Inspection Report to the Engineer by noon on the day following the inspection.

The Superintendent must review, correct errors, and sign and certify the Inspection Report, within three days of the date of Inspection. The Engineer may coordinate with the Superintendent to review and correct any errors or omissions before the Superintendent signs the report. Corrections are limited to adding missing information or correcting entries to match field notes and conditions present at the time the Inspection was performed. Deliver the signed and certified Inspection Report to the Engineer on the same day the Superintendent signs it.

The Engineer will sign and certify the Inspection Report and will return the original to the Contractor within three working days.

The Engineer may make corrections after the Superintendent has signed and certified the Inspection Report. The Engineer will initial and date each correction. If the Engineer makes corrections, the Superintendent must recertify the Inspection Report by entering a new signature and date in the white space below the original signature and date lines. Send a copy of the recertified Inspection Report to the Engineer on the day it is recertified.

If subsequent corrections to the certified Inspection Report are needed, document the corrections in an addendum that addresses only the omitted or erroneous portions of the original Inspection Report. The Superintendent and the Engineer must both sign and certify the addendum.

3.	Inspection before Seasonal Suspension of Work.

Conduct an Inspection before seasonal suspension of work to confirm BMPs are installed and functioning according to the requirements of the SWPPP and CGP.

4.	Reduced Inspection Frequencies.

Conduct Inspections according to the inspection schedule indicated in the approved SWPPP.  Any change in inspection frequency must be approved by the Engineer, and beginning and ending dates documented as an amendment to the SWPPP.

Inspection frequency may be reduced to at least one Inspection every 30 days if approved by the Engineer and the entire site is temporarily stabilized.

When work is suspended due to freezing conditions, the Engineer may suspend inspection requirements after fourteen days of freezing conditions if:

a.	Soil disturbing activities are suspended; and

b.	Soil stabilizing activities are suspended.

Inspections must resume according to the normal inspection schedule identified in the SWPPP, at least 21 days before anticipated spring thaw.

The Engineer may waive requirements for updating the Grading and Stabilization Activities Log and Daily Record of Rainfall during seasonal suspension of work.  If so, resume collecting and recording weather data on the Daily Record of Rainfall form one month before thawing conditions are expected to result in runoff.  Resume recording land disturbance and stabilization activities on the Grading and Stabilization Activities Log when Construction Activity resumes.

5.	Stabilization before Seasonal Thaw.

Construction Activities within the Project Zone must be stabilized with appropriate BMPs prior to seasonal thaw. Seasonal thaw is the annual (first) recurrence of snow and ice melting after a prolonged period of freezing conditions.

6.	Inspection before Project Completion.

Conduct Inspection to ensure Final Stabilization is complete throughout the Project, and temporary BMPs that are required to be removed are removed. Temporary BMPs that are biodegradable and are specifically designed and installed with the intent of remaining in place until they degrade, may remain in place after project completion.

7.	Items and Areas to Inspect.

Conduct Inspections of the areas required by the CGP and SWPPP.

8.	SWPPP Amendments and SWPPP Amendment Log.

The Superintendent and the SWPPP Manager are the only persons authorized to amend the SWPPP and update the SWPPP Amendment Log, Form 25D-114. The Superintendent or the SWPPP Manager must sign and date amendments to the SWPPP and updates to the SWPPP Amendment Log.

SWPPP Amendments must be approved by the Engineer.

Amendments must occur:

a.	Whenever there is a change in design, construction operation, or maintenance at the construction site that has or could cause erosion, sedimentation or the discharge of pollutants that has not been previously addressed in the SWPPP;

b.	If an Inspection identifies that any portion of the SWPPP is ineffective in preventing erosion, sedimentation, or the discharge of pollutants;

c.	Whenever an Inspection identifies a problem that requires additional or modified BMPs

d.	Whenever a BMP is modified during construction or a BMP not shown in the original SWPPP is added;

e.	If the Inspection frequency is modified (note beginning and ending dates); or

f.	When there is a change in personnel who are named in the SWPPP, according to Subsection 641-2.01.4.

Do not record removal of BMPs as amendments to the SWPPP. See Subsection 641-3.03.9 for documenting removal of BMPs.

Amend the SWPPP narrative as soon as practicable after any change or modification, but in no case, later than seven days following identification of the need for an amendment.  Every SWPPP Amendment must be signed and dated. Cross-reference the amendment number with the Corrective Action Log or SWPPP page number, as applicable. When a BMP is modified or added, describe the BMP according to Subsection 641-2.01.3.

Keep the SWPPP Amendment Log current. Prior to performing each scheduled Inspection, submit to the Engineer a copy of the pages of the Amendment Log that contain new entries since the last submittal. Include copies of any documents amending the SWPPP.

Keep the SWPPP Amendment Log as an appendix to the SWPPP.

9.	Site Maps.

Document the installation, routine maintenance, and removal of BMPs by making notes on the SWPPP Site Maps. Include the date and the recording person’s initials by these notes. Identify areas where Construction Activities begin, areas where Construction Activities temporarily or permanently cease, and areas that are temporarily or permanently stabilized.

10.	Corrective Action Log.

The Superintendent and SWPPP Manager are the only persons authorized to make entries on the SWPPP Corrective Action Log, Form 25D-112. Document the need for corrective action within 24 hours of either:

a.	Identification during an inspection; or

b.	Discovery by the Department’s or Contractor’s staff, a subcontractor, or a regulatory agency inspector.

Modification or replacement of a BMP, installation of a new BMP not shown in the original SWPPP, or overdue maintenance (after sediment accumulated in sediment basins (including sediment traps and ponds) exceeds 50% of design capacity; or after sediment accumulates to more than half the above ground height on silt fences, check dams, or berms) is a corrective action and must be documented on the Corrective Action Log. Do not record removal of BMPs on the Corrective Action Log.

Within 24 hours of discovery, update the Corrective Action Log with the date of discovery and proposed corrective action. If discovered during an inspection, update log with inspection date and proposed corrective actions noted on the Inspection Report.

After the corrective action has been accomplished, note in the Corrective Action Log the action taken and if a SWPPP amendment was needed. Date and initial the entry.

Keep the Corrective Action Log current and submit a copy to the Engineer prior to performing each scheduled SWPPP Inspection.

Keep the Corrective Action Log as an appendix to the SWPPP.

11.	Grading and Stabilization Activities Log.

The Superintendent and SWPPP Manager are the only persons authorized to date and initial entries on the SWPPP Grading and Stabilization Activities Log, Form 25D-110. Use the SWPPP Grading and Stabilization Activities Log, to record land disturbance and stabilization activities.

Keep the Grading and Stabilization Activities Log current and submit a copy to the Engineer prior to performing each scheduled SWPPP Inspection. Keep the Grading and Stabilization Activities Log organized and completed to demonstrate compliance with the CGP Part 4.4.

Keep the Grading and Stabilization Activities Log as an appendix to the SWPPP.

12.	Daily Record of Rainfall.

Use SWPPP Daily Record of Rainfall, Form 25D-115, to record weather conditions at the Project.  Update the form daily and include the initials of the person recording each day’s entry.  Submit a copy to the Engineer prior to performing each scheduled Inspection.  Keep the Daily Record of Rainfall as an appendix to the SWPPP.

641-3.04 FAILURE TO PERFORM WORK.

The Engineer has authority to suspend work and withhold monies, for an incident of non-compliance with the CGP, Consent Decree, or SWPPP, that may endanger health or the environment or for failure to perform work related to this Section 641. If the suspension is to protect workers, the public, or the environment from imminent harm, the Engineer may orally order the suspension of work. Following an oral order of suspension, the Engineer will promptly give written notice of suspension. In other circumstances, the Engineer will give the Contractor written notice of suspension before suspension of work. A notice of suspension will state the defects or reasons for a suspension, the corrective actions required to stop suspension, and the time allowed to complete corrective actions.

If the Contractor fails to take the corrective action within the specified time, the Engineer may:

a.	Suspend the work until corrective action is completed;

b.	Withhold monies due the Contractor until corrective action is completed;

c.	Assess damages or equitable adjustments against the Contract Amount; and

d.	Employ others to perform the corrective action and deduct the cost from the Contract amount.

Reasons for the Engineer to take action under this section include, but are not limited to, the Contractor’s failure to:

a.	Obtain appropriate permits before Construction Activities occur;

b.	Perform SWPPP Administration;

c.	Perform timely Inspections;

d.	Update the SWPPP;

e.	Transmit updated SWPPP, Inspection Reports, and other updated SWPPP forms to the Engineer;

f.	Maintain effective BMPs to control erosion, sedimentation, and pollution in accordance with the SWPPP, the CGP, and applicable local, state, and federal requirements;

g.	Perform duties according to the requirements of this Section 641; or

h.	Meet requirements of the CGP, SWPPP, or other permits, laws, and regulations related to erosion, sediment, or pollution control.

No additional Contract time or additional compensation will be allowed due to delays caused by the Engineer’s suspension of work under this subsection.

641-3.05 ACCESS TO WORK.

The Project, including any related off-site areas or support activities, must be made available for inspection, or sampling and monitoring, by the Department and other regulatory agencies. See CGP Part 6.6.

641-4.01 METHOD OF MEASUREMENT.

Section 109 and as follows:

Item 641(1), 641(3) and 641(7), are lump sum.

Items 641(2), 641(4) and 641(5), will be measured on a contingent sum basis as specified by the Directive authorizing the work.

Item 641(6) will be measured on a contingent sum basis with withholding determined by the Department.

TABLE 641-1 BMP VALUES - (Reserved)

Liquidated Damages assessed according to Table 641-2 are not an adjustment to the Contract amount. These damages charges are related to Contract performance but are billed by the Department independent of the Contract amount. An amount equal to the Liquidated Damages may be withheld for unsatisfactory performance, from payment due under the Contract, until the Contractor remits payment for billed Liquidated Damages.

TABLE 641-2 Version B

EROSION, SEDIMENT, AND POLLUTION CONTROL – LIQUIDATED DAMAGES

| Code | Specification Subsection Number and Description | Deductable Dollars | Cumulative Deductable Dollars |
| --- | --- | --- | --- |
| A | 641-1.04 Failure to have a qualified (AK-CESCL or equivalent) Superintendent or SWPPP Manager | Calculated in Code B or F |  |
| B | Failure to meet SWPPP requirements of: - 641-2.01.1 Name of SWPPP Preparer and Date of Pre-Construction Inspection - Not Applicable - 641-3.03.8 Sign and Date SWPPP amendments with qualified person. 641-2.01.4 SWPPP Include approving person’s name and AK-CESCL expiration date. (4) 641-3.02 Records maintained at project and made available for review | $750 per omission |  |
| C | 641-2.01.3 and 641-303.8 Failure to either reference a BMP manual or publication, or state that no BMP manual or publication was used | $250 per omission |  |
| D | 641-3.03.5 Failure to stabilize a Project prior to Seasonal Thaw | $5,000 per Project per year |  |
| E | 641-2.01.1 Failure to conduct pre-construction inspections before Construction Activities | $2,000 per Project |  |
| F | 641-3.03. Failure to conduct and record CGP Inspections 641-3.03.1 Personnel conducting Inspections and Frequency 641-3.03.2 Inspection Reports, use Form 25D-100, completed with all required information according to the Consent Decree paragraph 7.c, parts (1) through (11) | $750 per Inspection |  |
| G | 641-3.01.4 Failure to timely accomplish BMP maintenance and/or repairs, In effect until BMP maintenance and/or repairs is completed. | $500 per Project per day | Not to exceed $250,000 per year for all projects |
| H | 641-3.01.3 Failure to provide to the Engineer and ADEC a timely oral endangerment report of violations or for a deficient oral endangerment report | $750 for the first day the report is late or deficient | Additional $750 for every 14 day period without the required information |
| I | 641-3.01.3 Failure to provide to the Engineer and ADEC a timely written endangerment report of violations or for a deficient written endangerment report | $750 for the first day the report is late or deficient | Additional $750 for every 14 day period without the required information |
| J | 641-3.04 Failure to comply with the most restrictive requirements of the CGP, approved SWPPP, or Section 641, except as listed above | $750 per occurrence for the first day of noncompliance | Additional $750 for every day the deficiency remains uncorrected |

641-5.01 BASIS OF PAYMENT.

See Subsection 641-3.04 Failure to Perform Work, for additional work and payment requirements.

Item 641(1) Erosion, Sediment, and Pollution Control Administration. At the Contract lump sum price for administration of all work under this Section. Includes, but is not limited to, SWPPP and HMCP and SPCC Plan preparation, agency fees for SWPPP reviews, SWPPP amendments, pre-construction Inspections, Inspections, monitoring, reporting, and Record keeping or copying Records related to the SWPPP and required by the CGP, and Record retention.

Item 641(2) Temporary Erosion, Sediment, and Pollution Control. At the contingent sum prices specified for all labor, supervision, material, equipment, and incidentals to install, maintain, remove, and dispose of approved temporary erosion, sedimentation, and pollution control BMPs required to implement the SWPPP and SPCC Plan.

Item 641(3) Temporary Erosion, Sediment, and Pollution Control. At the Contract lump sum price for all labor, supervision, material, equipment, and incidentals to install, maintain, remove, and dispose of temporary erosion, sedimentation, and pollution control BMPs identified in the SWPPP and SPCC Plan.

Item 641(4) Temporary Erosion Sediment and Pollution Control Additives. At the contingent sum prices specified in the Directive to authorize the work, for all labor, supervision, materials, equipment, and incidentals for extra, additional, or unanticipated work, to install, maintain, remove and dispose of temporary erosion, sedimentation, and pollution control BMPs. All additional Erosion, Sediment, and Pollution Control Administration necessary due to this item will not be paid for separately but will be subsidiary to other bid items.

Item 641(5) Temporary Erosion Sediment and Pollution Control by Directive. At the contingent sum prices specified in the Directive using time and materials to authorize the work, for all labor, supervision, materials, equipment, and incidentals to install, maintain, remove and dispose of temporary erosion, sedimentation, and pollution control BMPs. Prices for this item will by time and materials according to Subsection 109-1.05, or by mutual agreement between the Engineer and Contractor.  All additional Erosion, Sediment, and Pollution Control Administration necessary due to this item will not be paid for separately but will be subsidiary to other bid items.

Item 641(6) Withholding. The Engineer may withhold an amount equal to Liquidated Damages, assessed according to Section 641, from payment due the Contractor. Liquidated Damages for violations of the Contract, CWA, CGP, or Consent Decree are determined by the Engineer according to Table 641-2. The Engineer may withhold payment due the Contractors until the Contractor pays the Liquidated Damages to the Department.

The Department will not release performance bonds until Liquidated Damages assessed according to Section 641 are paid to the Department, and all requirements according to Subsection 103-1.05 are satisfied.

Item 641(7) SWPPP Manager. At the Contract lump sum price for a SWPPP Manager that conforms to this specification. When Item 641(7) appears in the Bid Schedule, the SWPPP Manager must be a different person than the superintendent, and must be physically present during construction activity with duties and authority as described in Subsection 641-2.04. When Item 641(7) does not appear in the Bid Schedule, the SWPPP Manager is subsidiary to Item 641(1).

Subsidiary Items. Temporary erosion, sediment, and pollution control measures that are required outside the Project Zone are subsidiary. Work required by the HMCP and SPCC Plan including hazardous material storage, containment, removal, cleanup and disposal, are subsidiary to Item 641(1) Erosion, Sediment and Pollution Control Administration.

Work under other pay items. Work that is paid for directly or indirectly under other pay items will not be measured and paid for under Section 641.

This work includes but is not limited to:

a.	Dewatering;

b.	Shoring;

c.	Bailing;

d.	Permanent seeding;

e.	Installation and removal of temporary work pads;

f.	Temporary accesses;

g.	Temporary drainage pipes and structures;

h.	Diversion channels;

i.	Settling impoundment; and

j.	Filtration.

Permanent erosion, sediment, and pollution control measures will be measured and paid for under other Contract items, when shown on the bid schedule.

Work at the Contractor’s Expense. Temporary erosion, sediment, and pollution control measures that are required due to carelessness, negligence, or failure to install temporary or permanent controls as scheduled or ordered by the Engineer, or for the Contractor’s convenience, are at the Contractor’s expense.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion, Sediment, and Pollution Control Administration	Lump Sum

641(2)	Temporary Erosion, Sediment, and Pollution Control	Contingent Sum

641(3)	Temporary Erosion, Sediment, and Pollution Control	Lump Sum

641(4)	Temporary Erosion, Sediment, and Pollution Control Additives	Contingent Sum

641(5)	Temporary Erosion, Sediment, and Pollution Control by Directive	Contingent Sum

641(6)	Withholding	Contingent Sum

641(7)	SWPPP Manager	Lump Sum

CR641-041312

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.01 DESCRIPTION.  Add the following:

Additional work:

	Illuminate construction activities listed in Table 643-3, Night Work Illumination Level, and Area of Coverage, during hours of night work on roads open to the public inside the project limits.

ES14-031506

	This work also includes Aircraft Traffic Maintenance for construction and haul activities within the ANC AOA. Additional requirements are specified in subsections 104-1.07, 107-1.23, 108-1.04 and Appendix H “Safety Plan” of these special provisions.

CR6431-010112

643-1.02 DEFINITIONS. Add the following paragraphs after paragraph titled “Construction Phasing Plan”:

Balloon Light:  Light surrounding’s by a balloon-like enclosure kept inflated by pressurized air or helium, and producing uniform light through 360 horizontal degrees.  The top half of the balloon enclosure shall be constructed of an opaque material.

Night Work:  Work occurring between sunset and sunrise on all days, except the “No Lighting Required” period shown in Table 643-2, Night Work Lighting Requirements.

TABLE 643-2

NIGHT WORK LIGHTING REQUIREMENTS

| Latitude (degrees) | No Lighting Required |  | Nearby Cities |
| --- | --- | --- | --- |
|  | Start | End |  |
| < 61 | Lighting Required All Year |  | Everything South of Hope |
| 61 | June 11 | July 1 | Anchorage, Valdez, Girdwood |
| 62 | June 2 | July 13 | Wasilla, Palmer, Glennallen, Talkeetna |
| 63 | May 27 | July 17 | Cantwell, Paxson, McGrath |
| 64 | May 22 | July 21 | Delta Junction, Nome, Tok |
| 65 | May 18 | July 25 | Fairbanks |
| 66 | May 14 | July 29 | Circle |
| 67 | May 10 | August 2 | Coldfoot, Kotzebue |
| 68 | May 7 | August 6 | Galbraith Lake |
| 69 | May 3 | August 9 | Happy Valley |
| 70 | April 30 | August 12 | Deadhorse |
| 71 | April 27 | August 15 | Barrow |
| 72 | April 24 | August 19 |  |

ES14-031506

643-1.03 TRAFFIC CONTROL PLAN.  Replace the last paragraph with the following:

A waiver may be requested, in writing, of regulation 17 AAC 25 regarding oversize and overweight vehicle movements inside the project limits.  If the waiver is approved, movements of oversize and overweight vehicles in or near traffic inside the project limits will be done according to the provisions of an approved Traffic Control Plan.  Maintain a minimum 12 foot lateral separation between the nonstreet legal vehicles and the motoring public.  The Traffic Control Plan shall specify the traffic control devices required for these operations.

Add the following:

Road Closures and Major Traffic Sequencing (events).  Submit a written request to the Engineer for review and approval of each proposed event and event date.  Allow 7 days for the Engineer to review any proposed event or subsequent changes/corrections.  The proposed event date will be no less than 14 days from the date of written approval.

CR6431-010112

643-1.04 WORKSITE SUPERVISOR.

1.	Qualifications. Replace with the following:

Qualifications.  The Worksite Traffic Supervisor shall be knowledgeable and experienced regarding the requirements of the ATM and the implementation of those requirements.  The Worksite Traffic Supervisor shall be familiar with the Plans, the Specifications, your proposed operations, and certified as one of the following:

a.	Traffic Control Supervisor, American Traffic Safety Services Association (ATSSA)

b.	Work Zone Safety Specialist, International Municipal Signal Association (IMSA)

Certify according to Form 25D-124 that the Worksite Traffic Supervisor is competent and capable, and has the authority to perform the duties and responsibilities in accordance with this Section.

Worksite Traffic Supervisors shall maintain current certification and be able to show their certification anytime they are on the project.

CR6432-110410

2.	Duties.  Add the following:

I.	Supervise lighting of Night Work.

ES14-031506

Add No. 3:

3.	Authority.	The Worksite Traffic Supervisor shall have the Contractor’s authority to stop work and implement immediate corrective action to unsafe traffic control, in locations where unsafe traffic control is present.

643-2.01 MATERIALS.

4.	Portable Concrete Barriers.  Add the following:

Use reflective sheeting that meets AASHTO M 268 Type III, IV or V.

10.	Temporary Crash Cushions.  Replace with the following:

Temporary Crash Cushions.  Must have FHWA Acceptance letter for National Cooperative Highway Research Program (NCHRP) 350 or Manual for Assessing Safety Hardware (MASH), Test Level 3.  Use reflective sheeting that meets AASHTO M 268 Type III, IV or V.  Application of crash cushion must be appropriate for the intended use and be installed per manufacturer's recommendation.  Temporary crash cushions used as rail or barrier end treatments must be redirective.  Temporary crash cushions that are barrels or barricade filled with sand or water are considered nonredirective and may only be used when the forecasted temperature during their use is above 32 degrees Fahrenheit.

CR6432-110410

12.	Portable Changeable Message Board Sign.  Replace with the following:

Portable Changeable Message Board Sign.  Use new truck or trailer mounted portable changeable message board signs with self contained power supply for the sign and with:

a.	Message sign panel large enough to display 3 lines of 18 inch high characters.

b.	Eight character display per message module.

c.	Fully programmable message module.

d.	Remote control cellular, wireless radio frequency (RF), landline.

e.	Waterproof, lockable cover for the controller keyboard.

f.	Capacity for electric/hydraulic sign raising or lowering.

g.	Radar over speed detection.

h.	Variable flash and sequence rates.

i.	Light emitting diode (LED) display, using Institute of Transportation Engineers (ITE) amber/yellow

j.	The capacity for a minimum of 150 pre-programmed messages.

k.	Battery-Pack Operation Duration:  minimum of 55 hours under full load.

l.	Power chords shall comply with the National Electrical Code (NEC) Article 600.10 Portable and Mobile Signs, paragraph 600.10(c) (2) ground fault circuit interrupter (GFCI).  The chord will have integral GFCI protection located either in the attachment plug or 12 inches or less from the plug.

CR6431-010112

13.	Plastic Safety Fence.  Replace a., b., and c. with the following:

a.	"Safety Fence" by Jackson Safety, Inc., Manufacturing and Distribution Center, 5801 Safety Drive NE, Belmont, Michigan, 49306.  Phone (800) 428-8185.

b.	"Flexible Safety Fencing" by Carsonite Composites, LLC, 19845 U.S. Highway 76, Newberry, South Carolina, 29108.  Phone (800) 648-7916.

c.	"Reflective Fencing" by Plastic Safety Systems, Inc., 2444 Baldwin Road, Cleveland, Ohio 44104.  Phone (800) 662-6338.

16.	Flagger Paddles.  Replace the last sentence with the following:

Use reflective sheeting that meets AASHTO M 268 Type VIII or IX.  Use background colors of fluorescent orange on one side and red on the other side.

Add No. 17:

17.	Truck Mounted Attenuator (TMA).  The TMA shall be mounted on a vehicle with a minimum weight of 15,000 pounds and a maximum weight per the manufacturer's recommendations.  The TMA shall comply with NCHRP 350 or MASH, Test Level 3 requirements.

CR6432-110410

Add No. 18:

18.	Flexible Markers.  Refer to Subsection 606-2.01 Materials.

CR6431-010112

Add No. 19:

19.	Aviation Hazardous Area Barricade, Plastic.  Aviation Hazardous Area Barricade, Plastic shall be supplied by the Department.  Contractor shall be responsible for pickup of barricades from the ANC Field Maintenance Building on DeHavilland Avenue.  Barricades damaged during Contractor’s operations shall be either repaired or replaced at no additional cost to the project.  Flasher units including all mounting hardware and batteries required for operation shall be supplied by the Contractor.

52365-061511

Standard Modification

Replace Subsection 643-2.02 CRASHWORTHINESS with the following:

643-2.02 CRASHWORTHINESS.  Submit documentation, by the method indicated, that the following devices comply with the requirements of National Cooperative Highway Research Program (NCHRP) Report 350 or Manual for Assessing Safety Hardware (MASH), Test Level 3 on the given schedule.

Submit documentation of compliance to the Engineer before installing devices on the project.

| Work Zone Traffic Control Device Compliance with NCHRP 350 or MASH |  |  |
| --- | --- | --- |
| Category | Devices | Method of Documentation |
| 1 | Cones, candles, drums w/o attachments, delineators | Manufacturer's Certification for devices exceeding height and weight limits |
| 2 | Barricades, portable sign supports, drums w/lights, other devices weighing less than 100 pounds but not included in category 1 | FHWA acceptance letter indicating acceptance at Test Level 3 (when no test level is specified in the letter; it is implied that the tests were run for Test Level 3), |
| 3 | Truck mounted attenuators, redirective and nondirective temporary crash cushions | FHWA acceptance letter indicating acceptance at Test Level 3 (when no test level is specified in the letter; it is implied that the tests were run for Test Level 3), |
|  | Portable concrete barriers | FHWA acceptance letter specifying the Test Level required in the Plans or Specifications. |

Category 1 devices that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350 or MASH, Test Level 3.  This certification may be a one-page affidavit signed by the vendor.  Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.  No certification is required for devices within the weight and height limitations.

| Device | Composition | Weight | Height |
| --- | --- | --- | --- |
| Cones | Rubber | 20 lb. | 36 in. |
|  | Plastic | 20 lb. | 48 in. |
| Candles | Rubber | 13 lb. | 36 in. |
|  | Plastic | 13 lb. | 36 in. |
| Drums | Hi Density Plastic | 77 lb. | 36 in. |
|  | Lo Density Plastic | 77 lb. | 36 in. |
| Delineators | Plastic or Fiberglass | N/A | 48 in. |

E77-100410

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:

Immediately notify the Engineer of any traffic related accident that occurs within the project limits as soon as you, an employee, or a subcontractor becomes aware of the accident.

E90-100410

Add the following:

On the top side and at opposite ends of each aviation hazardous area barricade, mount one flasher unit per manufacturer’s instructions.

Aviation Hazardous Area Barricade, Plastic.

Flasher Unit.  Mount the flasher unit 24 inches from the opposite end of the timber.

52365-061511

Add the following

Where construction activity encroaches onto the safe route in a traffic control zone, station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

Maintain business access(s) during flagging operations.

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  Add the following:

Where specified in the Plans, Specifications, Special Provisions, and or the TCP:  traffic may be maintained on a continuous gravel surface.

1.	Gravel Surface Not Specified.

a.	Through traffic shall not traverse more than two gravel sections of roadway in any given period.

b.	Pavement Break(s) for Culvert or Utility Work:  Patch pavement breaks(s), with hot mix asphalt, not more than 48 hours after removing the existing pavement.

c.	When approved by the Engineer.

Pave lanes next to the median first.  Pave lanes next to exit and entrance ramps last.  Place temporary 12:1 sloped wedge of asphalt concrete against the abrupt pavement edge on lanes next to exit and entrance ramps.  Do not open the roadway to traffic until slope wedges are in place.

CR6431-010112

Standard Modification

Replace Subsection 643-3.03 PUBLIC NOTICE with the following:

643-3.03 PUBLIC NOTICE.  Make sure the Worksite Traffic Supervisor gives a minimum of 3 days notice before major changes, delays, lane restrictions, or road closures to local officials and transportation organizations, including but not necessarily limited to:

	Alaska Carriers Association

	Alaska Trucking Association

	Alaska State Troopers

	Division of Measurement Standards

	Local Police Department

	Local Fire Department

	Local Government Traffic Engineer

	School and Transit Authorities

	Local Emergency Medical Services

	Local Media (newspapers, radio, television)

	Railroads (where applicable)

	U.S. Postal Service

	Major Tour Operators

Provide local traffic enforcement and maintenance agencies 24 hour notice before shutting down a traffic signal system.  Provide notice as required by utility companies before repairing or replacing a utility.

Provide the Alaska State Troopers, local police and fire department with the radio frequencies used on the project and the 24-hour telephone numbers of the Worksite Traffic Supervisor and the Project Superintendent.  Tell them to use these numbers to alert you when emergency vehicles must pass through the project.  When notified of emergencies, use all equipment and make every necessary effort to expedite rapid passage.

Additional notices may be given through the Navigator System for selected projects.  Check the special provisions for those requirements.

E78-100410

643-3.04 TRAFFIC CONTROL DEVICES.  Replace paragraphs 6 and 7 with the following:

Use only traffic control devices that meet the requirements of the "Acceptable" category in the American Traffic Safety Services Association (ATSSA) "Quality Guidelines for Temporary Traffic Control Devices" and meet crashworthiness requirements per Section 643-2.02.

Immediately replace any devices provided under this Section that are lost, stolen, destroyed, inoperable or deemed unacceptable while used on the project.  Stock repair parts for each Temporary Crash Cushion used on the project.  Repair damaged crash cushions within 24 hours.

Maintain pre-existing roadside safety hardware at an equivalent or better level than existed prior to project implementation until the progress of construction necessitates removing the hardware.  All existing hazards that are currently protected with roadside safety hardware or new hazards which result from project improvements shall be protected or delineated as required in the Plans, Specifications, and approved TCPs until permanent roadside safety hardware is installed.  All temporary roadside safety hardware shall meet NCHRP 350 or MASH, Test Level 3 unless otherwise noted.

CR6432-110410

Replace paragraph 8 with the following:

Items paid under this Section remain the Contractor’s property unless stated otherwise.  Remove them after completing the project.

1.	Embankments.  Add the following:

Close trenches and excavations at the end of each continuous work shift, except as indicated by the Engineer.

3.	Fixed Objects.  Add the following:

Remove obstructions greater than 4 inches above the nominal foreslope grade at the end of each continuous work shift.

4.	Flagging.  Replace with the following:

Furnish trained and competent flaggers and all necessary equipment, including lighting of the flagging position during nighttime operations, to control traffic through the traffic control zone.  The Engineer will approve each flagging operation before it begins and direct adjustments as conditions change.

Flaggers must be certified as one of the following:

a.	Flagging Level I Certification by IMSA (International Municipal Signal Association)

b.	Flagger Certification by ATSSA (American Traffic Safety Services Association)

c.	Traffic Control Supervisor, ATSSA

d.	Work Zone Safety Specialist, IMSA

e.	ATSSA Flagging Instructor

Flaggers shall maintain current flagger certification.  Flaggers must be able to show their flagger certification anytime they are on the project.

Flaggers must maintain their assigned posts at all times, unless another qualified flagger relieves them, or the approved traffic control plan terminates the flagging requirements.  Remove, fully cover, or lay down flagger signs when no flagger is present.  Keep the flaggers' area free of encumbrances, such as parked vehicles, so that flaggers can be seen easily.

Provide approved equipment for two-way radio communications between flaggers when flaggers are not in plain, unobstructed view of each other.

Obtain the Engineer's written approval before flagging signalized intersections.  When you flag a signalized intersection, either turn off and cover the traffic signal or place it in the All-Red Flash mode.  Coordinate changing traffic signal modes and turning off or turning on traffic signals with the agency responsible for signal maintenance and operation and the Engineer.  Get their written approval in advance.  Only uniformed police officers are permitted to direct traffic in an intersection with an operating traffic signal.

CR6431-010112

Flaggers within AOA: Equip each airport flagger assigned to an aircraft operations area with a two-way radio that broadcasts and receives on the ANC Tower and Ground Control Frequencies (118.3 MHz and 121.9 MHz).designated Common Traffic Advisory Frequency (CTAF) for the project airport as found in the Alaska Supplement of the United States Government Flight Information Publication. Provide each airport flagger with a two-way radio to contact construction equipment and other airport flaggers on the project. Equip each airport flagger for vehicular traffic control with a flagging paddle that conforms to the requirements of the Alaska Traffic Manual.

Locate each airport flagger at a position as shown on the Plans or as described in the Safety Plan, or at an alternate location as directed by the Engineer. Ensure that each airport flagger maintains their assigned post at all times. Airport flagger positions will be adjusted as conditions warrant

52365/52412-031212

6.	Street Sweeping and Power Brooming.  Replace with the following:

Keep free of loose material paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where the Contractor’s operations have deposited loose material.  Use equipment for brooming and sweeping as recommended by the manufacturer and the following:

Dirt, dust and construction materials, mobilized as a result of power brooming and or sweeping, shall not be pushed, ejected, thrown or drift beyond the lesser of, 2 feet from the equipment perimeter or the edge of the paved surface.

All equipment shall operate to typical industry standards.  Maintain equipment to operate as designed by the manufacturer.  Equipment will employ safety equipment, warning lights, and other as required by the Specifications and these Special Provisions.

Sweeper and Broom Options:  Table 643-4, Traffic Control Rate Schedule, Street Sweeping.

a.	Regenerative Sweeper:  Sweeper that blows a stream of air at the paved surface causing fine particles to rise and be caught through a vacuum system.

b.	Vacuum Sweeper:  Sweeper that creates a vacuum at the paved surface sucking dirt, dust, and debris into the collection system.

c.	Mechanical Broom Sweeper:  Sweeper designed to pick up and collect larger size road debris, stones and litter, etc.  In addition to the requirements noted in these Specifications, use of a mechanical broom sweeper requires the Engineer to approve the sweeper for the intended use.

d.	Power Broom:  Power brooming that wets, pushes and or ejects loose material directly into an attached collection/pickup container may be used when approved by the Engineer.  The added moisture will be contained to the paved roadway surface.

Dry Power Brooming is not permitted.  Power brooming without direct/immediate means of collection/pickup is not permitted.

CR6431-010112

Add No. 9:

9.	Truck Mounted Attenuator (TMA).  TMAs are mounted on the rear of work vehicles.  TMA shall be mounted on a vehicle with a minimum weight of 15,000 pounds and a maximum weight in accordance with the manufacturer's recommendations.  TMA shall have an adjustable height so that it can be placed at the correct elevation during usage and to a safe height for transporting.  Approach ends of TMAs shall have impact attenuator markings in accordance with the MUTCD.  Do not use a damaged attenuator in the work.  Replace at your expense, an attenuator damaged from an impact during work.

Add No. 10:

10.	Parallel Guardrail Terminal.  The price listed in the Traffic Control Rate Schedule, Table 643-4, will be full compensation for the purchase, installation, maintenance during construction, removal, and salvaging the Parallel Guardrail Terminal unit(s).  Deliver the salvaged unit(s) to the nearest ADOT & PF Maintenance & Operations yard or as directed by the Engineer.

CR6432-110410

643-3.05 AUTHORITY OF THE ENGINEER.  Replace the first sentence with:

When existing conditions adversely affect the public’s safety or convenience, the Contractor will receive an oral notice.  A written notice will follow the oral notice according to Subsection 105-1.01, Authority of the Engineer.

Add the following after the second sentence:

In no case shall this time exceed 24 hours.

CR6431-010112

643-3.06 TRAFFIC PRICE ADJUSTMENT.  Add the following in the 2nd paragraph after the 2nd sentence:

Temporary crash cushions required to protect motorists from incomplete guardrail installations, as described in Section 606-5.01 is also an unauthorized lane reduction.

CR6432-110410

Add the following after the 3rd paragraph:

Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, Adjustment Rates, for the time the roadway or pedestrian facility is in an unacceptable condition.

Replace Table 643-1 with the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0 – 5,000 | $ 30 |
| 5,000 + | $ 40 |

643-3.08 CONSTRUCTION SEQUENCING.  Replace the last sentence with:

Unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic during the times listed below.

1.	Monday through Friday:  0530 hrs to 0800 hrs and 1630 hrs to 1900 hrs.

2.	Around any Holiday:

a.	If a holiday falls on Sunday, Monday, or Tuesday, the above stipulations apply from 1200 hrs on the Friday before the holiday to 0300 hrs on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply from 1200 hrs on the Tuesday before the holiday to 0300 hrs on the Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday, or Saturday, the above stipulations apply from 1200 hrs on the day before the holiday to 0300 hrs on the Monday after the holiday.

Lane restrictions, if allowed shall be conducted so that no more than a 5 minute accumulated stopped delay, 20 vehicles, or 1/8 mile (660 feet) of traffic is detained, whichever occurs first, before releasing the detained motorists.  During paving operations, a 10 minute stopped delay, 40 vehicles, or 1/4 mile (1320 feet) of traffic detained, will be allowed for motorists, except school buses.  If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

Obtain the local school bus schedule and coordinate work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.

643-3.09 INTERIM PAVEMENT MARKING.  In the second paragraph, delete the words:

“or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following:

Do not place final pavement markings until traffic has traveled over the seal coat or surface treatment for at least 15 days and no more than 21 days, as directed by the Engineer.

CR6431-010112

Add the following Subsection 643-3.10:

643-3.10 LIGHTING OF NIGHT WORK.  Illuminate the night work areas specified in Table 643-3, Night Work Illumination Level, and Area of Coverage, to the light levels specified.

Table 643-3 does not provide a comprehensive list of operations that require lighting.  Provide lighting for other operations when necessary.

TABLE 643-3

NIGHT WORK ILLUMINATION LEVEL AND AREA OF COVERAGE

| Type of Work/Equipment | Lighting Configuration |
| --- | --- |
| Paving, Milling, Striping, Pavement Marking Removal, Rumble Strip Installation | At least two machine mounted balloon lights with a cumulative wattage of at least 4000 watts. Provide additional lights or wattage if necessary to provide complete coverage. |
| Rolling, Pavement Sweeping | At least four sealed beam halogen lamps in the front and four in the back. Each should be at least 55 watts. |
| Flagging | Two balloon lights of at least 2000 watts each located within 30 feet of the normal flagger location. Locate one on the right side of the road beyond the flagger and the other on the left side of the road in front of the flagger. |
| Truck Crossings (meaning where haul vehicles cross or enter a road): 1) Roads with ADTs over 10,000 2) That are controlled by portable signals or flaggers | Two Balloon lights of at least 2000 watts each located on the main road, one on the far right side of the intersection, the other on the near left. Locate lights within 30 feet of the edges of the side street. If there is a flagger at the crossing, locate the lights to also meet the requirements for flagging. |

Use balloon lighting as the main light sources.  Do not use floodlights without prior approval by the Engineer.  When approved, install floodlighting in a manner that minimizes glare for motorists, workers, and residents living along the roadway.  Locate, aim louver, and/or shield light sources to achieve this goal.

The Engineer shall be the sole judge of when glare is unacceptable, either for traffic or for adjoining residences.  When notified of unacceptable glare, modify the lighting system to eliminate it.

If the Contractor fails to provide the lighting equipment specified in Table 643-3 or provides lighting that creates unacceptable glare at any time, the Contractor shall cease the operations that require illumination until the condition is corrected.

Lighting equipment shall be in good operating condition and in compliance with applicable OSHA, NEC, and NEMA codes.

Provide suitable brackets and hardware to mount lighting fixtures and generators on machines and equipment.  Design mountings so lights can be aimed and positioned as necessary to reduce glare.  Locate mounting brackets and fixtures so they do not interfere with the equipment operator or overhead structures.  Connect fixtures securely in a manner that minimizes vibrations.

Ensure ground, trailer, and equipment mounted light towers are sturdy and freestanding without the aid of guy wires.  Towers shall be capable of being moved to keep pace with the construction operation.  Position ground and trailer mounted towers and trailers to minimize the risk of being impacted by traffic on the roadway or by construction traffic or equipment.

Raise trailer or equipment mounted lights to maximum height, except do not exceed the clearance required for overhead objects such as trees, aerial utilities, or bridges.  Aim and adjust lights to provide the required light levels.  Provide uniform illumination on the hopper, auger, and screed areas of pavers.  Illuminate the operator’s controls on machines uniformly.

Furnish each side of nonstreet legal equipment with a minimum of 75 square inches high intensity retroreflective sheeting in each corner, so at least 150 square inches of sheeting is visible from each direction.  Provide red sheeting on the rear of the equipment and yellow sheeting elsewhere.

Existing street and highway lighting and conventional vehicle headlights do not eliminate the need for the Contractor to provide lighting meeting the requirements of Table 643-3.

Provide sufficient fuel, spare lamps, spare generators, and qualified personnel to ensure that required lights operate continuously during nighttime operations.  Ensure generators have fuel tanks of sufficient capacity to permit operation of the lighting system for a minimum of 12 hours.  In the event of failure of the lighting system, discontinue the operation until the required level and quality of illumination is restored.

Maintain a supply of at least 20 emergency flares for use in the event of emergency or unanticipated situations.  Comply with local noise ordinances.

Provide NCHRP 350-compliant breakaway bases for post mounted electroliers located within the clear zone.

ES14-031506

Standard Modification

Add the following Subsection 643-3.11:

643-3.11 HIGH VISIBILITY GARMENTS.  Ensure all workers within project limits wear outer garments that are highly visible and comply with the following requirements:

1.	Standards.  Use high visibility garments conforming to the requirements of ANSI/ISEA 107-2004, Class 2 for tops or Class E for bottoms, and Level 2 retroreflective material.

2.	Labeling.  Use garments labeled in conformance with Section 11.2 of ANSI/ISEA 107-2004.

3.	Tops.  Wear high visibility vests, jackets, or coverall tops at all times.

4.	Bottoms.  Wear high visibility pants or coverall bottoms during nighttime work (sunset to sunrise).  Worksite traffic supervisors, employees assigned to traffic control duties, and flaggers wear high visibility pants or coverall bottoms at all times.

5.	Outer Raingear.  Wear raingear tops and bottoms conforming to requirements in this Subsection, 643-3.11.

6.	Exceptions.  When workers are inside an enclosed compartment of a vehicle, they are not required to wear high visibility garments.

7.	Condition.  Furnish and maintain vests, jackets, coveralls, rain gear, hard hats, and other apparel in a neat, clean, and presentable condition.  Maintain retroreflective material to Level 2 standards.

Payment for high visibility garments for workers is subsidiary to other traffic Pay Items.

E90-100410

643-4.01 METHOD OF MEASUREMENT.

2.	Traffic Control Device Items.  Replace the second sentence with the following:

Special Construction signs are measured by the total area of legend bearing sign panel, as determined under Subsection 615-4.01 and compensation for a 24 hour period shall be made under Construction Signs in the Traffic Control Rate Schedule, Table 643-4.

CR6431-010112

Standard Modification

Add No. 16:

16.	Steel F Shape Barrier.  Shall be measured and paid for by the linear foot.

E81-100410

Add No. 17:

17.	Hotline Road Report.  No measurement required to provide a 24 hour toll free (1-800 ###-####) “Hotline Road Report” telephone with a prerecorded message, and weekly notices with daily updates.  Work will be subsidiary to Pay Item 643(1) or 643(2), Traffic Maintenance.

643-5.01 BASIS OF PAYMENT.

7.	Flagging and Pilot Car.  Add the following:

The Engineer will pay for Item 643(15) Flagging on a contingent sum basis at the rate of $50.00/hour.  The Engineer does not require a change order/directive for the flagging Pay Item.  Flagging associated with Change Order work will be paid at the prices according to Subsection 109-1.05 Compensation for Extra Work.

11.	Traffic Control.  Add the following:

The Engineer does not require a change order/directive for Pay Item 643(25), Traffic Control.

12.	Portable Changeable Message Board Sign.  Add the following:

Two Portable Changeable Message Board Signs used for Permanent Construction Signing will be paid for under Item 643(3) Permanent Construction Signs.  Other portable changeable message board signs will be paid for under 643(25), Traffic Control.

CR6431-010112

Standard Modification

Add No. 16:

16.	Steel F Shaped Barrier.  The contract price includes all resources required to provide, install, maintain, move, and remove each barrier.

E82-100410

Add No. 17:

17.	Work Zone Illumination.  Payment for work zone illumination is subsidiary to other items.

ES14-031506

Standard Modification

Add No. 18:

18.	High Visibility Garments.  Payment for high visibility garments for workers is subsidiary to other Pay Items.

E82-100410

Special Provision

Add No. 19:

19.	Aviation Hazardous Area Barricades.  Owner furnished aviation hazardous area barricades complete with flasher unit will be measured by the number of units furnished and accepted.

52365/52412-081911

TABLE 643-4

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $6.50 |
| Special Construction Signs | Square Foot | $28.00 |
| Type II Barricade | Each/Day | $3.30 |
| Type III Barricade | Each/Day | $11.00 |
| Traffic Cone or Tubular Marker | Each/Day | $1.10 |
| Drums | Each/Day | $3.30 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete or Steel F Shape Barrier | Each | $80.00 |
| Temporary Crash Cushion / Sand or Water Filled Barrels or Barrier (all required per end) | Each | $1250.00 |
| Temporary Crash Cushion / Redirective | Each | $2500.00 |
| Pilot Car | Hour | $73.00 |
| Pilot Car w/Sequential Arrows | Hour | $76.00 |
| Watering | M-Gallon | $25.00 |
| Street Sweeping: Regenerative Sweeper, Vacuum Sweeper, Mechanical or Power Broom with Vacuum | Hour | $175.00 |
| 40,000 GVW Truck with Crash Attenuator | Hour | $97.00 |
| Plastic Safety Fence | Lineal Foot | $1.00 |
| Portable Changeable Message Board Sign | Calendar Day | $130.00 |
| Temporary Sidewalk Surfacing | Square Foot | $2.00 |
| Flexible Markers (Flat Whip, Reflective) | Each | $60.00 |
| Removal of Pavement Markings | Lineal Foot | $1.25 |
| Temporary Guardrail | Lineal Foot | $25.00 |

Replace Pay Item 643(15) with the following:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

CR6431-010112

Standard Modification

Add Pay Item 643(29):

Pay Item No.	Pay Item	Pay Unit

643(29)	Steel F Shaped Barrier	Linear Foot

E82-100410

Add Pay Item 643(30):

Pay Item No.	Pay Item	Pay Unit

643(30)	Aviation Hazardous Area Barricade, Plastic	Each

52365/52412-031212

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE.  Replace this Subsection with the following:

Submit a detailed initial CPM Schedule at the preconstruction conference for the Engineer’s acceptance as set forth below.

The construction schedule for the entire Project shall not exceed the specified contract time.  Allow the Engineer 14 days to review the initial CPM Schedule.  Revise promptly.  The finalized CPM Schedule must be completed and accepted before beginning work on the Project.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.  Delete No. 2.

2.	60-Day Preliminary Schedule.

Delete the first sentence of No. 3. Schedule Updates.  and substitute the following:

Hold job site progress meetings with the Engineer for the purpose of updating the CPM Schedule.  Meet with the Engineer monthly or as deemed necessary by the Engineer.

CR261-121302

Special Provision

Add the following Section:

SECTION 647

EQUIPMENT RENTAL

647-1.01 DESCRIPTION.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED.  In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of equipment to be furnished and used shall be, as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

Equipment shall be in first class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

Equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and  incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL. Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  Personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS. The performance of the work shall be according to the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall begin, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, 6 days per week, Mondays through Saturdays, except holidays.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer.  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

647-4.01 METHOD OF MEASUREMENT. The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.  Hours paid shall be supported by certified payroll.

647-5.01 BASIS OF PAYMENT.

Payment for Item 647(1) Wide Pad Dozer, 65 hp Min will be paid on a contingent sum basis on a per hour basis of $125.00/hour.

This shall be full compensation for furnishing, operating, maintaining, servicing, and repairing the equipment, and for incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

647(1)	Wide Pad Dozer, 65 hp Min	Contingent Sum

647(2)	Wide Pad Dozer, 65 hp Min	Hour

647(5)	Backhoe, 4WD, 1 cy Bucket, 75 hp Min, 15 ft Depth	Contingent Sum

647(6)	Backhoe, 4WD, 1 cy Bucket, 75 hp Min, 15 ft Depth	Hour

CR15-082405

- SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.02 DEFINITIONS.  Revise the first sentence to read:

Use the definitions in NEMA TS 2-2003 V02.06, Traffic Controller Assemblies With NTCIP Requirements, Section 1, Definitions, along with the following:

Under No. 2. Luminaire. Revise the second sentence to read:

Luminaires consist of hood (including socket, lamp, and ballast), reflector, and glass globe or refractor.

52365-081911

Standard Modifications

660-2.01 MATERIALS Under No. 1.b. change title by removing:  Materials Not on the "Approved Products List:" and replace with:  Materials Not on the "Qualified Products List:"

E36-012707

660-2.01 MATERIALS.  Add the following:

Anchor Bolts:						Section 740-2.02

1.	Equipment List(s) and Drawings. Delete No. a. in its entirety and the last sentence in No. d. and substitute the following:

a.	Materials on the Qualified Products List: The Qualified Products List does not apply to the 660 items.  Provide catalog cuts of materials to the Engineer for review and approval.

d.	Materials Not Requiring Certification: Only submit these materials for review and approval if they are included on the Materials Certification List (MCL).

2.	As-Built Plans.  Add the following:  Place 1 copy of the controller cabinet diagram, detector assignment sheet and the intersection and phase diagram as reviewed by the Engineer in clear plastic envelopes and attach to the inside of each controller cabinet.

CONSTRUCTION REQUIREMENTS

660-3.01 GENERAL.  In No. 1., Scheduling of Work. Add the following to the first paragraph:  Contact the regional Traffic Signal Technician DOT&PF 24 hours in advance of work on a signal or lighting system. Contact shall be made through the Engineer.

After staking pole foundations, verify there will be no overhead or underground utility conflicts with foundations, poles, mast arms, or conduits.  Locate and protect existing underground and overhead utilities.  The location of cables, conduits, J-boxes, foundations and poles that are shown on the Plan sheets are approximate and it is the Contractor’s responsibility to verify the actual location when working in the area.  See Subsection 105-1.06.

Existing signing and traffic markings shall not be allowed to conflict with new signal modifications.  New signing and traffic marking modifications shall not conflict with existing signals and shall be kept current with signal modifications.

Conduct work with the existing traffic signal systems remaining in operation unless authorized otherwise by the Engineer.

Incidental materials and other items that are not shown on the Plans, assembly drawings, or specified herein, that are necessary to complete the system, must be furnished and installed as though such materials and other items were shown on the Plans, assembly drawings, or specified herein.

Protect metallic materials against corrosion.  Hot-dip galvanize ferrous metals such as bolts, braces, bodies, clamps, fittings, guards, nuts, pins, rods, shims, thimbles, washers, and miscellaneous parts not of corrosion resistant steel, according to ASTM A 123 or A 153, except where other equivalent protection treatment is specifically approved in writing by the Engineer.

Asphalt Patches placed in existing asphalt for loops and conduit crossings must be placed prior to the end of shift in which the loops and crossings are placed. Asphalt patches will match the thickness of the existing asphalt to a maximum of 3 inches thick. Where the existing asphalt is thicker than 3 inches, use compacted crushed aggregate base course to make up the difference.

In No. 2., Safety Precautions. Add the following:

Existing circuits listed on the wiring diagrams and Plan sheets were obtained from as-built information and must be verified before work involving those circuits.

Delete No.s 3. through 8. in their entirety and substitute the following:

3.	Excavating and Backfilling. Complete excavation and backfill required to install the signal and lighting components embedded in the roadway as shown in the Plans, including foundations, conduits, junction boxes, and loop detectors before final lift paving.  Provide traffic control to complete this work according to the requirements of Section 643.  Place excavated materials where it will not interfere with surface drainage.

Support and protect conduits and utilities scheduled to remain in service when encountering them during excavation.

Excavate trenches wide enough to install the number of conduits specified and to compact the bedding and backfill materials according to these specifications.

To install conduits, excavate trenches deep enough to allow for 6 inches of bedding material, the depth of the largest conduit, and the minimum burial depth specified between the top of the conduit and finished grade of the ground above the conduit.  Keep the longitudinal profile of trench bottoms free of irregularities that would prevent the assembled conduit run from continuously contacting the top of the bedding material.

When conditions allow HDPE conduit to be installed by a plowed technique, restoring the area disturbed from the process, shall be accomplished according to Subsection 204-3.01. Density testing may be waived and compactive effort substituted at the discretion of the Engineer.  This work is subsidiary to conduit installation.  Use Selected Material, Type A for backfill.

Dispose of, according to Subsection 203-3.01, excavated materials that remain after completing backfill work and excavated material not meeting the requirements of Selected Material, Type C, as defined in Subsection 703-2.07. Disposal of this material is subsidiary to the 660 Pay Items.

Dewater foundation and conduit excavations immediately before and during embedding and backfilling operations.  Backfill excavations with materials that meet the following requirements:

a.	Backfill foundations with material that meets the requirements of Selected Material, Type A that passes through a 3 inch sieve.

b.	Within the limits of the typical section, embed conduits and backfill trenches using material that meets the requirements of the lift where it is located, reusing excavated materials if it meets the requirements of the applicable lift.

c.	In other locations, embed conduits and backfill trenches using material that meets the requirements of Selected Material, Type C, reusing excavated materials if it meets this requirement.

d.	Import, when ordered, embedment and backfill materials that satisfy the preceding materials requirements.

Embed conduit(s) between two 6 inch lifts of material cleaned free of rocks exceeding a 1 inch maximum dimension.  Grade and compact the first lift to provide a surface that continuously contacts the assembled conduit run.

Within 6 feet of paved surfaces and around foundations, backfill in uniform layers no more than 6 inches deep and compact each layer according to Subsection 203-3.04.  In other locations, compaction may be as approved by the Engineer.

4.	Welding.  Complete welding according to Subsection 504-3.01.8. Welding and approved shop drawings.

Submit shop drawings of the proposed work with the welding plans for approval.  The shop drawings shall include material specifications, component dimensions, the types of welds that will be made, and the proposed type and extent of weld inspection.

Repair the holes that were used to mount equipment, in reused poles and mast arms by welding in disks flush with the adjoining surface.  For the disk material, use steel that matches the ASTM designation, grade, and thickness of the steel used to fabricate each pole.  Cut disks that match the dimensions of the hole being repaired from pieces of steel plate bent to match the pole’s radius at the hole.  Grind the welds smooth and flush with the adjoining pole and disk surfaces.  Repair the damaged finish according to Subsection 660-3.01.8.

5.	Removing and Replacing Improvements.  The Contractor shall complete the following work at the Contractor’s expense.

a.	Remove improvements that block completion of the work detailed in the Plans as specified herein.

b.	Reconstruct with new materials the nonreusable improvements the Contractor removed to complete the work.

c.	Replace with new materials the reusable items damaged by the Contractor, that are specified for reuse.

d.	Reconstruct with new materials improvements damaged or removed by the Contractor not conflicting with the work and not scheduled for removal.

Nonreusable improvements consist of cast in place items, including: asphalt concrete pavement, sidewalks, curb and gutter, lawns, and traffic markings.  Reusable improvements include the items that were made before installation.  Crushed aggregate base material may not be used as backfill in the base course if excavation depth exceeds the thickness of the base course.

Complete reconstruction work, including materials, according to the applicable sections of the Alaska SSHC, and leave the work in a satisfactory and serviceable condition.  In completing the reconstruction work, match the alignments, widths, thicknesses, shapes, sizes, cross sections, and finishes of the existing improvements.

If removing a portion of sidewalk or curb and gutter, remove an entire segment between the weakened plane contraction joints or between an expansion joint and a weakened plane contraction joint.

Before removing a segment of Portland or asphalt cement concrete material, cut completely through the material with a saw along the outline of the area to be removed.  Make cuts neat and true and prevent shatter outside the area removed.

To replace lawns, leave the top of the backfilled excavation low enough to install 4 inches of compacted topsoil.  Match the top of the topsoil with the bottom of the vegetative mat. Apply seed and keep the seeded areas watered according to Section 618.

Remove, keep alive, and replant trees, shrubs, and plants according to Section 621.  Replace the trees, shrubs, and plants that do not survive with plants of like size and type.

6.	Salvaging and Reusing Electrical Equipment.  When the Plans include existing electrical equipment scheduled for removal or relocation, remove, and store the equipment listed in the following paragraph without damaging it.  Deliver removed equipment not scheduled for reuse to the local District Maintenance Station or place specified in the Plans or Special Provisions.  Notify the district superintendent or person specified by telephone one week before planned delivery date.

Salvage the controller assemblies, signal heads, mounting brackets, luminaires, lighting standards, signal posts and poles, mast arms, optical detectors, load centers, light emitting diode optical units, and the lids of junction boxes scheduled for removal and other materials scheduled for relocation.  The Contractor shall replace at the Contractor’s expense salvaged equipment damaged or destroyed before or during delivery or reinstallation.

Controller assemblies and load centers include the cabinet and equipment contained in the cabinet before Contract award.

Remove from the highway right-of-way materials associated with the equipment removed or relocated and not scheduled for reuse, including conduits, junction boxes, conductors, and foundations.  Raze the tops of foundations abandoned in place according to Subsection 660-3.02.  Fill the holes left by removing junction boxes and foundations with Selected Material, Type A and compact as directed.

With approval, after removing conductors, buried conduits that do not interfere with other construction may be abandoned in place.  The Department may require a credit for this waiver.  Remove the ends of abandoned conduits from the junction boxes that will remain in service.

Within 15 days of the Notice to Proceed, complete an inventory of the materials that will be salvaged in the presence of the Engineer.  Note the location and condition of the materials.  When material specified for reuse is found in an unserviceable condition, the Engineer will determine whether to repair it or replace it with new material that will be paid for as extra work under Subsection 109-1.05.  Retain a copy of the inventory and give the original documents to the Engineer.

When the Plans specify reinstalling existing equipment at new locations and installing State furnished equipment, complete the following work at the Contractor’s expense.

a.	For poles, install new foundations, furnishing the new nuts, bolts, washers, and conduits needed to complete the installations.

b.	For lighting poles, install new illumination tap wires and fused disconnect kits.

c.	For luminaires, clean the luminaires inside and out and install new lamps of the same wattage.

d.	For signal heads, furnish and install the mounting brackets needed to complete the relocation, and clean the signal heads inside and out.

e.	For poles and undisturbed poles from which the Plans specify removing equipment, repair the holes that were made to mount equipment according to Subsection 660-3.01.4 Welding and repair the finishes according to Subsection 660-3.01.8 Repairing Damaged Finishes.

When ordered, the Engineer will pay for repairing existing damaged finishes on existing equipment according to Subsection 660-3.01.8 as extra work.

If deciding to use new equipment rather than reusing the equipment specified, notify the Engineer of the change and include a submittal according to Subsection 660-2.01.1.

Deliver the salvaged materials undamaged to the local DOT & PF Maintenance and Operations Yard.

Contact the local state Electrician one week before planned delivery.

7.	Field Tests.  Electrical circuits must pass the following tests before the Engineer will accept the work for payment.  Perform these tests in the presence of the Engineer, and document the results of each test on a per circuit basis.  Retain a copy of test results and give the original documents to the Engineer.  Furnish equipment needed to perform these tests.

Replace or repair at the Contractor’s expense, and in an approved manner, faulty materials and work revealed by these tests.  After making repairs, repeat tests on the repaired circuit and continue this process until circuits have passed required tests.  The Department reserves the right to have the Contractor retest circuits, and to use the retest results to accept or reject individual circuits.

a.	Grounds. Before completing the circuitry and functional tests, physically examine conduits ends, junction box lids, load centers, and the foundations for signal posts and poles, lighting poles, and controller cabinets to ensure the grounding system required by Subsections 660-3.06 and 661-3.01 has been installed and splices and connections are mechanically firm.

b.	Continuity.  Test each loop detector circuit for continuity at the roadside junction box before splicing the loop detector to the lead-in cable.  Each loop detector must have a resistance less than 0.5 ohms.

After splicing the loop detectors to the lead-in cables, test each pair at the controller or detector cabinet.  Each pair must have a value less than 5 ohms for single pair lead-in cables and 10 ohms for multipair lead-in cables.  The continuity test ohm reading at the cabinet must be greater than the ohm reading measured for the loop detector at the junction box.

c.	Insulation Resistance (megohm) Test.  Complete this test to verify the integrity of each conductor’s insulation after pulling the conductors and cables into position and before terminating the conductors.  At 500 VDC, each conductor’s insulation shall measure a minimum resistance of 100 megohms or the minimum specified by the manufacturer.  With single conductors, complete the test between each conductor and ground.  In each multiconductor cable, complete the test between conductors and between each conductor and ground.

After splicing the loops to the shielded pairs in the lead-in cables, measure each pair in the lead-in cables at the controller or detector cabinet between one conductor and the cabinet ground rod.

d.	Inductance Test. Measure each detector loop and lead-in cable system at the controller or detector cabinet.  The inductance must be in the range of 50 to 500 microhenries.

e.	Circuit.  Energize every signal indication circuit with lamps installed before installing the load switches.

f.	Functional.  Perform the following tests on each signal and lighting system after the component circuits have satisfactorily passed the tests for continuity, grounding, insulation integrity, and circuitry.

(1)	For each new traffic signal system, complete at least 24 hours of flashing operation, followed by not less than 5 days of continuous, satisfactory operation.  The Engineer may decide to omit the flashing portion of the test for modified signal systems and for new signals that replaced existing signals that remained in operation during the construction phase.

If the Engineer omits flashing operation and the system performs unsatisfactorily, correct the condition and repeat the test until the system runs for five days with continuous, satisfactory operation.

Begin the signal functional tests between 9:00 a.m. and 2:00 p.m. on any day, except a Saturday, Sunday, a legal holiday, or the day before the legal holiday.

Before each system turn on, aim signal faces according to Subsection 660-3.08 and ensure equipment specified in the Plans is installed and operable, including: pedestrian signals and push buttons; signal backplates and visors; vehicle detectors; highway lighting; and regulatory, warning, and guide signs.

(2)	Perform the functional test for each highway lighting system and sign illumination system until the systems burn continuously 5 days without the photocell, followed by a 5 day operational test using the photocell.

(3)	Perform the functional test for each flashing beacon system for not less than 5 days of continuous, satisfactory operation.

(4)	Perform a continuous 5 day burning test on each pedestrian overpass and underpass lighting system before final acceptance.

A shut down of the electrical system due to a power interruption does not constitute discontinuity of the functional test if the system functions normally when power is returned.

8.	Repairing Damaged Finishes.  Examine new, reused, and State furnished equipment for damage to its finish before putting the equipment into service.  Repair the damaged finishes found according to the following:

a.	Galvanized.  Repair damaged areas more than 12 inches away from welds and slip fit areas, by applying minimum 7.8 mils of zinc based alloy applied according to ASTM A780.

If the damaged areas are within 12 inches of welds and slip fit areas, make the repair by applying a minimum 7.8 mils of zinc rich paint applied according to ASTM A780.

b.	Painted.  Repair damage to painted finishes according to the following

(1)	Wash the equipment with a stiff bristle brush using a solution containing two tablespoons of heavy duty detergent powder per gallon of water.  After rinsing, wire brush surfaces to remove poorly bonded paint, rust, scale, corrosion, grease, or dirt.  Remove dust or residue remaining after wire brushing before priming.

(2)	Factory or shop cleaning methods may be used for metals if equal to the methods specified herein.

(3)	Immediately after cleaning, coat bare metal with pretreatment, vinyl wash primer, followed by 2 prime coats of zinc chromate primer for metal.

(4)	Give signal equipment, excluding standards, a spot finishing coat on newly primed areas, followed by 1 finishing coat over the entire surface.

(5)	Give nongalvanized standards 2 spot finish coats on newly primed areas.

Paint coats may be applied either by hand brushing or by approved spraying machines.  Perform the work in a neat and workmanlike manner.  The Engineer reserves the right to require the use of brushes for the application of paint, should the work done by the paint spraying machine prove unacceptable.

Add the following new No. 9:

9.	Regulation and Code.  Complete work according to the standards of the NEC, the NESC, and local safety codes as adopted and amended by the Authority Having Jurisdiction.

660-3.02 FOUNDATIONS.  Under No. 1.  Cast-in-Place Foundations. Add the following to the first paragraph:  Locate the tops of traffic signal post and pole foundations flush with the adjacent finished walkway, shoulder, or surrounding ground.

1.	Cast-in-Place Foundations.

f.	Revise the second sentence to read:  Before placing the form or reinforcing steel cage, remove loose material to ensure the foundation rests on firm, undisturbed ground.

i.	In the second sentence delete "prior to grouting." and substitute "before attaching the skirt."

j.	In the first sentence delete "concrete pile caps" and add, "foundations." Add the following to the end of the paragraph:  Protect foundation anchor bolts from damage before installing controller cabinets.  The Engineer must approve the method used for protection.  This work does not relieve the Contractor of responsibility specified under Subsection 107-1.15.

Replace k with the following:

k.	Furnish anchor bolts that conform to ASTM F1554, the grade and supplementary Charpy V-Notch requirements listed in the Plans. Furnish each anchor bolt with three nuts and two washers.

Install the bottoms of the bottom leveling nuts in a level plane within 1 inch of the top of foundations.  Adjust nuts until their tops form a level plane.  Install one washer on top of leveling nuts and, after setting the pole on these washers, install one washer under top nuts.

Bring leveling nuts (bottom nuts) to full bearing on the bottom of the base plate.

Generously lubricate the bearing surface and internal threads of top nuts with beeswax.  Tighten top nuts to a "snug" condition.  Use a click type torque wrench to apply 600 foot-pounds of torque to the "snug" top nuts.

After the top nuts are tightened to the correct torque, use a hydraulic wrench to rotate top nuts an additional one sixth (60) turn, while preventing the leveling nuts from turning.

Add l.

l.	Attach a #4 AWG, bare, copper wire as a grounding electrode conductor to the #4 spiral bar in the reinforcing steel cage.  Use an irreversible compression connector to make the attachment.  Protect the attachment during concrete placement.  In foundations that lack reinforcing steel cages, install 21 feet of coiled #4 AWG, bare, copper wire as the grounding electrode. Route the conductor to protrude near the top, center of the foundations.  Slide a minimum 6 inch long, PVC or HDPE, protective sleeve over the conductor.  Allow 1 inch of the sleeve and 24 inches of conductor to protrude from the foundations.

2.	Pile Foundations.  Add the following new subparagraph:

g.	Use no more than one splice per foundation.  Locate the splice at least 10 feet from the top of pile.

3.	All Foundations.

d.	Replace the last sentence with the following:  Backfill the resulting hole with Selected Material, Type A and compact material as directed by the Engineer.

Replace Subsection 660-3.03 with the following:

660-3.03 CONDUIT.  Electrical conductors shall be installed in conduit, except for overhead wiring, wiring inside poles, and when otherwise specified.  Use rigid metal conduits (RMC) and fittings for raceways, including bored casings, except when the Plans specify using polyethylene conduits.  Install conduits of the sizes specified along the routes detailed on the Plans.  When routing is not shown, route conduits as directed by the Engineer.

1.	Install conduits at least 30 inches below the finished grade of the ground above the conduit, except conduits that will be sealed under a minimum 4 inch thick Portland cement concrete sidewalk may be installed a minimum of 18 inches below the top back of curb or surface above the conduit, whichever is lower.

2.	Install conduits that cross unpaved areas and paved roadways that will be overlaid in excavated trenches.  Excavate, bed conduits, and backfill trenches according to Subsection 660-3.01.3, Excavating and Backfilling.

3.	Install conduit(s) under paved roadways and approaches that will not be overlaid by boring or drilling methods.  Jacking conduits into position is allowed.  However, if subsurface conditions prevent the successful completion of the work, install the conduit(s) by boring or drilling methods without additional compensation.

4.	If encountering obstructions during jacking or drilling operations obtain approval and cut small holes in the pavement to clear the obstruction.  Locate the bottom inside face of the bore pit no closer than the catch point of a 11/4 to 1 slope (a horizontal to vertical ratio) from the edge of pavement.  Do not leave these pits unattended until installing an approved means of protection.

5.	Sweep both rigid metal and polyethylene conduits through the open bottom of junction boxes by installing 90 degree rigid metal elbows on the ends of conduit runs.  To each elbow, install a nipple that terminates 5 to 12 inches above the bottom edge of each junction box.

6.	Install the tails of loop detectors without elbows through the walls of junction boxes at elevations that ensure the loops drain into the box.  Extend the ends a minimum of 2 inches beyond the inside wall of the box.

7.	Drill a 3/8 inch drain hole in the bottom of the lower straight section of elbows and in the bottom of conduits at the low points of conduit runs.  Smooth the edges of the drilled holes on the inside of elbows to prevent scraping the conductors.  Cover the holes with a wrap of approved filter cloth secured with 2 self clinching nylon cable ties.

8.	Keep conduits clean.  Install grounding bushings and approved plastic insert type plugs on the ends of conduit runs before backfilling around the conduit ends.

9.	At the low points of conduit runs, install sumps containing a minimum 2 cubic feet of coarse concrete aggregate material that conforms to Subsection 703-2.02.  Compact the aggregate sumps as directed to prevent settlement of the trench backfill.

10.	Install conduits that must cross existing facilities such as storm drain pipes, duct systems, and other underground utilities at the minimum depths specified, going under the facilities if necessary.  Install additional drains and aggregate sumps at the low spots, if any.

11.	Position conduits in trenches, junction boxes, and foundations to provide clearances of at least 21/2 inches around 2 inch conduits and at least 2 inches around conduits larger than 2 inches.

12.	Fabricate rigid metal conduits less than 10 feet long from standard lengths of conduit.  Cut conduits squarely to ensure the threading die starts squarely on the conduit.  Cut the same number of threads as found on the factory threaded ends.  Ream the inside of conduit ends cut in the shop or field to remove burrs and sharp edges.  Do not use slip joints or pieces of running thread pipe.

13.	Coat drilled holes, shop and field cut threads, and the areas with damaged zinc coating with zinc rich paint.

14.	When standard couplings cannot be used to join conduit components, use approved threaded unions.

15.	Bury a continuous strip of 4 mils thick, 6 inch wide polyethylene marker tape above underground conduit runs.  Install the tape 9 inches (± 3 inches) below finished grade, using two strips side by side to mark road crossings.  Furnish tapes with a black legend on a red background.

16.	When the Plans specify using polyethylene conduit, install RMC in structures and foundations, between type 2 and 3 load centers and the nearest junction box, and on the surfaces of poles and other structures.

17.	In foundations, install 90 degree elbows and conduits of the size and quantity shown on the Plans.  Extend the conduits a maximum of 2 inches above the top of the foundations for posts and poles with breakaway bases and 4 inches above the top of foundations for fixed base structures.

18.	Seal conduits leading to electrical equipment mounted on soffits, walls, and other locations below the grade of the serving junction box with an approved duct sealing compound.

19.	Install expansion fittings in conduits that cross expansion joints.

20.	Install a polypropylene pull rope with a minimum 200 pound tensile strength in future use or spare conduits, and reinstall the plugs.  Double back pull rope, at least two feet, into both ends of each conduit.

21.	The Contractor may install conduits larger than the sizes specified.  If used, it must be for the entire length of the run.  Reducing couplings or bushings are not allowed.  Complete work associated with installing conduits larger than specified without extra compensation.

22.	Clean existing conduits that will remain in service using a heavy duty air compressor that delivers at least 125 cubic feet of air per minute at a pressure of 110 pounds per square inch.  Clean the conduits before pulling in new cables and after removing cables to be removed or replaced as follows:

a.	When the conduits contain cables that will remain in service, leave the cables in place during the cleaning, and

b.	Ream empty conduits with a mandrel or cylindrical wire brush before blowing them out with compressed air.

23.	When modifying existing conduit runs, complete the work as required for new installations using the same sizes and types of conduit.  When extending existing conduits, add no more than a 90 degree horizontal bend to the extension.

24.	When installing a junction box in a continuous run of existing conduit, remove a length of conduit in each conduit run and complete the work of installing the conduits, elbows, and nipples as required for a new installation.

25.	When adjusting existing junction boxes to a new grade, remove cables and replace the nipples as required to provide the clearances specified for new installations.

26.	Remove the ends of abandoned conduits from junction boxes that will remain in service.

27.	When Plans call for connecting polyethylene conduit to RMC use a UL listed electrofusion coupler rated for direct bury application. The coupler must be rated for same wall thickness as the adjoining conduits.  Thread the ends of the RMC with the same number of threads as found on the factory threaded ends of RMC.  Ream the inside of conduit ends cut in the shop or field to remove burrs and sharp edges.

Replace Subsection 660-3.04 with the following:

660-3.04 JUNCTION BOXES.  Install precast reinforced concrete junction boxes of the types specified.  For junction boxes that contain traffic signal conductors, furnish cast iron lids with the word TRAFFIC inscribed into them.  For junction boxes that contain lighting conductors exclusively, furnish cast iron lids with the word LIGHTING inscribed into them.

Junction Box Location

When shown, install junction boxes at the station and offset locations specified.  When lateral locations are not specified, install junction boxes 8 feet from the face of curb or edge of pavement.  If the 8 feet offset falls:

1.	In a pedestrian facility separated less than 7 feet from the roadway face of curb or edge of pavement, increase the offset and install the junction boxes on the backside of the facility. When lacking the right of way to install junction boxes outside the pathway, install at locations as directed, avoiding curb ramps, curb ramp landings, and the middle of walkways.

2.	In a pedestrian facility separated at least 7 feet from the roadway face of curb or edge of pavement, reduce the offset and install the junction box next to the facility.

3.	Outside the right of way, install the boxes just inside the right of way line.

4.	In a raised median, install junction boxes near the center of the median.

5.	In a ditch bottom or area that collects drainage, install the junction boxes at locations as directed.

6.	Behind guardrails that shield slopes steeper than 3:1 (a horizontal to vertical ratio), install junction boxes between posts and at least 5 feet back from the face of rail.

7.	On top of underground utilities or storm drains, install the junction boxes at locations as directed.

Longitudinally, install junction boxes adjacent to the loop detectors or pole they serve, except avoid installing Type 1A junction boxes in driveways and in locations subject to use by heavy trucks.  When shown near the ends of medians, install junction boxes at least 10 feet from the median end.  When the offsets for electroliers and flashing beacon posts place them near the junction boxes that serve them, install the junction boxes on the side of the electroliers and posts downstream of traffic flow.  When installing copper signal interconnect cable use minimum size Type II junction boxes.

Four (4) Limitations

Limit the distance between adjacent junction boxes to the following dimensions:

1.	400 feet for conduits that contain signal interconnect cable only.

2.	300 feet for conduits, that exclusively contains two loop lead-in cables.

3.	300 feet for conduits that contain a single cable other than signal interconnect.

4.	190 feet for conduits, that contains more than one cable.

If the preceding limitations require installing additional junction boxes not shown on the Plans, the Engineer will pay for them as extra work; otherwise, installing additional junction boxes will be at the Contractor’s expense.

After grading the roadside, vertically adjust those junction boxes that do not conform to the following criteria.  In unpaved areas that will not be seeded, in areas adjacent to pedestrian facilities, and in paved medians, install the tops of junction boxes 1 inch below finished grade.  In seeded areas, install the tops of junction boxes to 2 inches below the seeded surface.

Bond junction box lids to an equipment grounding conductor according to Subsection 660-3.06.  Attach the jumpers to the lids with brass or stainless steel hardware.

Install a stone drain under each junction box.  Drains shall consist of porous backfill material that conforms to Subsection 703-2.10.  Minimum drain dimensions include an 18" depth and a length and width equal to those of the junction box it drains.  Compact the porous backfill material as directed to prevent junction box settlement.

In every new and reused junction box, install an electronic marker.  Conform markers to the American Public Works Association Standards including but not limited to:

	Color - red

	Material - high-density polyethylene

	Shape - round (ball like)

	Size - 4 to 5 inches in diameter

	Configuration - encapsulating an antenna tuned to the appropriate frequency for locating power

	Responsive range - up to 5 feet away from the locator device

	Environmental conditions - including extremes in temperature at the installation site

	Contain no internal power source

Acceptable marker manufacturers include:

	3M, Dynatel EMS ball marker model no. 1402-XR

	Tempo (a Textron Company), Omni Marker

	Substituted, equivalent approved equal device

660-3.05 WIRING. Change last sentence of the first paragraph to read: Run signal cabling continuously without splices from the controller cabinet to the termination lugs in the signal housing.  Do not splice conductors within cabinets, poles, signal heads, and luminaries.

Delete the second paragraph in its entirety and substitute the following:

Conditions.

Do not pull conductors into conduits until the following conditions are met:

	The prescribed clearances around conduit ends are provided,

	Crushed rock sumps are installed under junction boxes,

	Conduit ends protrude above the bottom of junction boxes within the prescribed range,

	New conduits are free of material that became lodged in them during the completion of the work,

	Reused conduits are cleaned according to Subsection 660-3.03,

	Junction boxes are set to grade, and

	Grounding bushings are installed on the ends of metallic conduits.

Add the following line to Table 660-1 under a. of No. 9.

| LOOP DETECTOR NUMBER | COLORED PAIR |
| --- | --- |
| Usually a spare pair | Orange and Black |

Delete subparagraph 11 and 12 and replace with the following:

11.	Encapsulate illumination cable splices in rigid 2 piece plastic molds filled with an insulating and sealing epoxy resin.  Furnish molds large enough to complete the splices and encase the cable jackets in the epoxy resin.  Furnish molds rated for 600 VAC operation, feature fill, and vent funnels for epoxy resin.  Fill the splice mold bodies with epoxy resin that is resistant to weather, aromatic and straight chain solvents, and that will not sustain combustion.

When approved by the Engineer, one splice may be used in the following cases:

a.	An in-line splice may be used when a planned cable run exceeds the length available from the manufacturer on a single spool of cable.

b.	In a run of 1,000 linear feet or more.

When a cable is spliced, it shall occur within an appropriately sized junction box or in the base of an electrolier designed for said splice.

12.	Encapsulate loop lead-in and telemetry cable splices in rigid, transparent, PVC molds filled with reenterable polyurethane electrical insulating and sealing compound.  Furnish splice kits rated for 1000 VAC operation and direct burial.

Provide reusable four piece molds that are held together with stainless steel hose clamps. Two pieces form a cylinder and two flexible end caps seal the ends and allow the conductor entry.  Use molds with dimensions suitable for the splice made, encase the cable jackets, and have fill and vent funnels.

Insert a loose woven polyester web that allows a full 1/4 inch of insulating compound to flow between the splice and the inside of the mold.  Fill the PVC molds with reenterable polyurethane electrical insulating and sealing compound that cures transparent, is nontoxic, is noncorrosive to copper, and does not support fungi or mold growth.

Add the following No. 18, 19, and 20:

18.	Retrofit reused poles with new tap wires, fused disconnect kits, and fuses.

19.	Whenever conductors cannot be terminated as specified in the Plans in circuit breakers due to size, splice a piece of #8 AWG power conductor onto the end of each conductor using an overlap type, irreversible compression connector.  Insulate the splice with heat shrink tubing.  Complete the splice in the space between the top of the load center foundation and the bottom of the cabinet. Limit the length of the #8 AWG conductors to 5 feet.

20.	Spare lighting conductors shall be capped in the pole bases and load centers by cutting the wire flush with the end of the insulation and bending the conductor back against itself and securing with three layers of electrical tape to prevent any possibility of making contact with ground or current carrying conductors.

Replace Subsection 660-3.06 with the following:

660-3.06 BONDING AND GROUNDING.  Bond and ground branch circuits according to the NEC and the following requirements:  Make noncurrent carrying but electrically conductive components, including: metal conduits, junction box lids, cabinets, transformer cases, and metal posts and poles, mechanically and electrically secure to an equipment grounding conductor.  Make fixtures mounted on metal poles, including signal components and luminaires, mechanically and electrically secure to the pole.

Install grounding bushings with insulated throats on the ends of metallic conduits.

Install a bare stranded copper wire for the equipment grounding conductor in conduits, except those conduits installed for future use.  Install size #8 AWG grounding conductors, except in those conduits that contain circuit conductors larger than #8 AWG.  In this case, install a wire equal in size to the largest circuit conductor.  Attach the grounding conductors to the grounding bushings, leaving 12 inches of slack between each bushing.  Connect grounding conductors together using irreversible compression type connectors to form a fully interconnected and continuous grounding system.

Retrofit existing spare conduits that will contain new cables exclusively with new grounding bushings.  When the Plans require installation or removal of conductors from existing conduits, retrofit with new grounding conductors sized according to the preceding paragraph.

Bond junction box lids to the grounding conductor using copper braid with a cross sectional area equal to a #8 AWG and eyelet spaced at 6 inch intervals.  Connect bonding jumpers to the grounding conductors using irreversible compression type connectors.  Replace missing or damaged conduit and junction box lid bonding jumpers.

Join the equipment grounding conductors from the conduits to the #4 AWG grounding electrode conductor using irreversible compression connectors at Portland cement concrete foundations.  For pile foundations, attach the equipment grounding conductor from the conduit to the pile cap adapter with a listed mechanical grounding connector.

When installing signal poles, signal posts, and lighting standards with frangible coupling bases, run a 5 feet long grounding conductor from the grounding bushing on the conduit to the grounding lug located in the handhole of each pole.

Bond slip base type standards and pedestals by using 2 conductors from the conduit, one attached with a ground rod clamp to an anchor bolt and the other connected to the grounding lug located in the handhole of each pole.

Ground one side of the secondary circuit of a transformer.

Install a 3/4 inch by 10 feet copper clad ground rod inside each controller cabinet foundation and a 6 AWG bare stranded copper wire for the grounding electrode conductor.

When routing a new conduit into an existing junction box or replacing an existing junction box, new and existing conduits shall have the grounding improved to current specifications.

Replace Subsection 660-3.08 with the following:

660-3.08 SIGNAL AND LIGHTING INSTALLATION REQUIREMENTS.  Install signal and lighting equipment according to the details shown on the Plans and the following:

Apply antiseizing compound to the following fasteners:  frangible couplings, mechanical grounding connectors, bolts that secure handhole covers and signal mounting hardware to poles and mast arms.  Remove the fasteners from luminaire mounting brackets, fused disconnect kits, grounding bushings, and signal faces that secure the visors, and apply antiseizing compound to these fasteners before completing the installation.

Before passing conductors through the holes made in posts, poles, and mast arms for wireways, remove the burrs and sharp edges from the inside and outside of these holes.

Until each traffic signal and/or flashing beacon goes into operation, keep the vehicular and pedestrian signal faces covered with beige colored canvas shirts sized to fit the signal faces shown in the Plans.  Each signal shirt shall feature elasticized openings that fit over the visors and at least two straps to secure it to the signal.  Provide shirts with a legend that reads "out of service" and a center section that allows an operator to see the indications during system tests.

When not shown in the Plans, determine the shaft lengths of lighting and signal poles and signal mast arm connector plate locations to provide the plan mounting heights of luminaires and traffic signal heads.

Furnish work to install foundations for relocated poles, including: conduit, excavation, reinforcing steel, class A concrete, anchor bolts, nuts, and washers.

1.	Electrolier Installation.  Before installing electroliers, check the socket position of each luminaire to verify it matches the position indicated in the instructions for the light distribution type shown on the Plans.

Install electroliers with mast arms with a slight rake by plumbing the side of the pole opposite the mast arm.  After the pole has been plumbed, level the luminaire as recommended by the manufacturer.

Install electroliers without mast arms with the centerline of the pole plumb.

Replace Subsection 660-3.09 with the following:

660-3.09 MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS.  This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the Contract.  The work includes: locating, repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned according to the following specifications.

If existing lighting systems are not kept fully operational as specified herein, the Engineer will reduce the payments under Pay Item 660(22) Illumination Price Adjustment.

Furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities at the Preconstruction Conference.  Make this person available at times until the date of Acceptance for Traffic and Maintenance and provide labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When beginning work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include replacing defective equipment or repairing equipment damaged before the transfer of maintenance responsibility.  Therefore, before starting work on the project, inventory the condition of the existing equipment with the Engineer and document the damaged and defective equipment.  If beginning work before providing the Engineer with an inventory, the Contractor waives the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep components of the existing and temporary electrical systems operational during the progress of the work, except when the Engineer allows shutdowns to alter or remove the systems. The Engineer will consider these systems operational when no damaged or defective equipment is found in service, components are clean, located, and aligned as specified herein, and photoelectric controls operate the lighting systems.  The State will pay for electricity used to operate the systems, if the public benefits from their operation.  Furnish replacement equipment compatible with equipment used in the Central Region.

Begin work to repair, replace, adjust, realign, clean, and/or relocate components of an affected system within one hour when ordered by the Engineer.  If work is not complete, the Engineer may have outside forces complete the repairs and deduct the amount billed from monies due the Contractor.

Records.  When working on a traffic signal system, print a record of work performed in the diary found in each controller cabinet.  Make sure each entry includes

1.	The dates and times beginning and completing work, and the names of the Crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to the hours traffic restrictions are allowed in Subsection 643-3.08, Construction Sequencing.  During shutdowns, use flag persons to control traffic.  Provide local traffic enforcement and maintenance agencies 24 hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways remain open to traffic and the work includes modifying the existing lighting systems, energize the modified circuit by sunset on the same day the Contractor retires the original circuit.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever reducing clearance from the traveled way to less than 15.0 feet.

Alignment.  During the various phases of construction, shift the signal heads to keep them aligned horizontally and vertically with the approaches according to the following:

1.	For overhead signals located 53 feet and more from the stop line, maintain 18.0 feet to 21.5 feet of clearance between the traveled way and the bottom of each signal.  For closer signals refer to the MUTCD for maximum clearances.

2.	For side mounted signals, maintain nine feet to 11 feet of clearance between the traveled way and the bottom of the signal.

3.	Align overhead signals controlling a single lane with the center of the lane.

4.	Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

5.	When the horizontal angle to the side mounted far right signal exceeds 20 degrees, relocate this signal to an overhead location.  Measure the angle 10 feet back from the stop line on the lane line between the two farthest left through lanes.

a.	With two or more through lanes, center one signal head over each lane.

b.	With one through lane and protected permitted signal phasing, leave the five section signal over the lane line and center the signal to be relocated over the through lane.

c.	Otherwise, install the relocated signal 8 feet to the right of the signal centered over the through lane.

6.	For pedestrian signals, maintain 7 to 9 feet between the traveled way and the bottom of each pedestrian signal.

7.	Aim signal heads according to Table 660-2 found in Subsection 660-3.08 Signal and Lighting Structures.

When no longer required, salvage original and Department provided equipment according to the Plans and No. 6.  Salvaging or Reusing Electrical Equipment, found in Subsection 660-3.01.  Remove other materials used in the temporary systems from the project.

Add the following new subsection:

660-3.16 TRAFFIC SIGNAL MODIFICATIONS.  Required work is detailed in the Plan sheets and notes and the following.  Work related to the Traffic Signal Communications System will be paid for separately.

Traffic signal modifications are subject to the full Standard Specification for Highway Construction, the Special Provisions and the following:

1.	Traffic Controller Cabinet: When a new traffic controller cabinet is called for, ensure legible labeling of all cabinet cables including but not limited to; control, loop, EVP, UPS, interconnect, and telephone. Label loops and signal heads individually.

2.	Traffic Signal Heads:  When new traffic signal heads are required, provide with new LED units and new mounting hardware. If new heads are not called for, replace any missing visors or backplates subsidiary to the Traffic Signal Modification Pay Item.

When replacing traffic signal or pedestrian indications conform to Subsections 740-2.14 and 2.15 and maintain brand consistency throughout intersection. When new heads are provided aim heads according to Table 660-2.

3.	Loops: When shown in the plans, replace inductive loops including homerun cable and required splice. Loop tests are required per Section 660-3.01.7.

4.	Conduits: Unless new conduits are called for reuse existing conduits.  When new conductors are being added to existing conduits, conform to sections 660-3.03, 3.05, and 3.06.

5.	EVP Components: When called for in the plans provide EVP components including all cables and mounting hardware. Ensure proper operation of EVP system.

6.	UPS: When called for in the plans provide fully function UPS system. If no separate UPS item exist, the UPS will be paid for subsidiary to the Traffic Signal Modifications Pay Item.

7.	Load Center: When called for in the plans provide fully functioning Load Center. If no separate load center item exists, the load center will be paid for subsidiary to the Traffic Signal Modifications Pay Item.

8.	Conductors: Reuse existing conductors except where the plans call for new conductors.

Salvage decommissioned reusable traffic signal equipment, components/materials and deliver to the local Maintenance & Operations station within 72 hours of removal. Decommissioned components damaged as part of the salvage effort must be replaced with new components at no additional cost.

660-5.01 BASIS OF PAYMENT.

Payment Includes labor, equipment, and materials required to provide fully functional traffic signals and lighting systems, permanent and temporary, using new equipment where detailed on plans.  Remanufactured or rebuilt equipment will not be permitted.

Subsidiary to each Pay Item including but not limited to (Except when included as a separate Pay Item):

(1)	General construction requirements,

(2)	Bonding and grounding,

(3)	Bored Casings,

(4)	Completing tests,

(5)	Conductors,

(6)	Conduit,

(7)	Dewatering excavations,

(8)	Excavation, trenches in rock or soil, bedding, backfill for foundations, conduits, components,

(9)	Foundations including concrete to complete foundations,

(10)	J-boxes including adjustment to final grade,

(11)	Labeling conductors,

(12)	Maintaining temporary and existing electrical systems,

(13)	Minor routing changes directed by the Engineer

(14)	Preparing as-builts

(15)	Removal and disposal of existing/new unused foundations, conduit, conductors, and J-boxes,

(16)	Removing, repairing and replacing improvements

(17)	Removal of signs and reinstallations required to install foundations, conduits, and J-boxes,

(18)	Repairing damage to finishes on new equipment

(19)	Salvaging reusable equipment and materials and delivering to the local Maintenance and Operations station including but not limited to existing signal structure

(20)	Wiring

660 Pay Items do not include:  roadway planing, roadway paving, drainage structures, erosion, sediment and pollution control, signing, striping and pavement markings, traffic control, and components of the traffic signal communication system.

Pay Item 660(1A) Traffic Signal System Complete

1.	Work associated with installing loop detectors and conduit crossings, including:  Except when a separate Pay Item is used, saw cutting, asphalt removal, aggregate base course, tack coating, and installing new hot mix asphalt.

Pay Item 660(3A) Highway Lighting System Complete

1.	Lighting structures.

Add the following Pay Items:

Pay Item No.	Pay Item	Pay Unit

660(1A)		Traffic Signal System Complete		Lump Sum

660(3A)		Highway Lighting System Complete		Lump sum

52365/52412-031212

Special Provisions

Add the following Section:

SECTION 690

EROSION, SEDIMENT AND POLLUTION CONTROL - MEASURES

690-1.01 DESCRIPTION.  Furnish, install, and maintain measures, countermeasures and associated materials as part of BMP(s) to prevent, control and contain erosion, erosion materials, sediments and pollution contaminates, on and off project site.

Measures:

	Permanent Measures – include, the materials, hardware, equipment, and labor required for installation and maintenance of erosion, sediment, and pollution control material(s).

	Temporary Measures - include, in addition to the requirements of Permanent Measures, removal and disposal of the erosion, sediment, and pollution control material(s).

Related Specifications:

Erosion, Sediment and Pollution Control	Section 641

Silt Fence	Section 633

Seeding	Section 618

Soil Stabilization	Section 619

690-2.01 MATERIALS.

Erosion Sediment and Pollution Control – Materials	Section 744

Others as specified in related Sections.

CONSTRUCTION REQUIREMENTS

690-3.01 GENERAL.  BMP(s) may include individual or a combination of measures and countermeasures, including but not limited to temporary seeding, mulch, matting, staples, stabilizing emulsions, blankets and mats, soil binders, non-erodible cover, dustless sweeping, dust palliatives.   Refer to Subsection 690-1.01, Related Specifications, for measures not included here.

690-3.02 MATERIAL STORAGE AND PROTECTION.  General:  Store materials elevated off the ground and covered protecting them from construction and or damage from the environment and as follows:

Fiber Rolls.  Additionally, protect fiber rolls from:  precipitation, extended ultraviolet radiant including sunlight, chemicals that are strong acids or other, flames including welding sparks, excess temperatures, and any other environmental conditions that may damage the physical property value of the rolls.

690-3.03 FABRICATION.

Sandbags:  Sand bags shall measure 15 inches by 30 inches.  Use prayer type seams with a minimum of two rows of stitching using a Federal Stitch Type 401 Chain Stitch.  Place approximately 1.0 cubic foot of Select Material, Type B, in each sandbag sack.  Close the open end of the sandbag, after filling, with 2 cinch ties or as recommended by the manufacturer of the sandbag material.

690-3.04 PLACEMENT AND INSTALLATION.  Place and install where shown and detailed in the Plans and Specifications including Section 641, and as recommended by the manufacturer, directed by the Engineer and as follows:

Temporary Seeding.  Annual Ryegrass per Subsection 724-2.02, Table 724-1.  Apply at a rate of 1/2 lb/1000 sq. ft., minimum, on level ground to a maximum of 1 1/2 lb/1000 sq. ft., maximum, on sloping ground and highly erodible soils.  Confirm application of temporary seeding with the Engineer.

Prepare the surface to be seeded to reduce erosion potential and to facilitate germination and growth of vegetation cover.  Maintain seeded areas.  Refer to Section 620 for further surface/topsoil preparation requirements.

Reseed where water quality standards are being exceeded as a result of insufficient vegetative cover.  Review with Engineer prior to reseeding.

Refer to Section 618 for further information.

690-3.05 MAINTENANCE.  Maintain the integrity of the erosion, sediment and pollution control measures for the duration of the project.  Inspect as required by the APDES CGP and SWPPP and correct any deficiencies immediately.  Remove and dispose of temporary measures including trapped sediment contaminants off project at approved locations. Materials manufactured as biodegradable may be left in place when approved by the Engineer.

690-4.01 METHOD OF MEASUREMENT.  Section 109 and as follows:

Fiber Rolls: By length, measured along the centerline of the fiber roll, complete in place.

Manufactured Inlet Protection Systems:  By each, complete in place.

Sandbag Inlet Sediment Trap:  By each, complete in place.

Silt Fence:  Section 633.

Seeding:  Section 618.

Stabilization:  Section 619.

690–5.01 BASIS OF PAYMENT.  Section 641.

CR690-081210

SECTION 701

HYDRAULIC CEMENT

Special Provision

701-2.03 GROUT.  Add to end of last sentence:

from specimens made according to WAQTC TM 12.

CR7011-081210

Special Provision

Add the following Subsection 2.04.

701-2.04 FLOWABLE GROUT.  Flowable grout shall consist of Portland cement or Portland Cement and fly ash, water, and admixtures as required to meet the following requirements.  The grout shall possess good flow characteristics with minimum shrinkage and permit a flow time adequate to complete the grouting work.  The grout shall have the ability to flow freely without stiffness.  The grout shall not bleed or segregate.  The mix design shall meet the following:

- Design compressive strength: 300 psi minimum

- Slump: 8-10 inches

- Unit dry weight: 100 to 120 pounds per cubic foot

- Aggregate: 100% passing the 3/8” sieve

- Admixture: super air entraining 3.0 ounces per cubic foot

Add the following Subsection 2.05.

701-2.05 BORE CASING EXTERIOR GROUT.

A.	Grout used for filling voids outside of the casing pipe shall:

- Be Type V Portland Cement conforming to ASTM C150.

- Contain at least 8 sacks of cement per cubic yard of mix.

- Have a fineness modulus between 1.5 and 2.

| Sieve Size | % Passing by Weight |
| --- | --- |
| No. 8 | 100 |
| No. 16 | 95-100 |
| No. 30 | 60-85 |
| No. 50 | 20-50 |
| No. 100 | 10-30 |
| No. 200 | 0-5 |

- Use Celebex 209X manufactured by Celtite, Inc. as fluidifier, or an approved equal.

- Use other admixtures subject to acceptance of the Engineer.

- Have a minimum compressive strength of 50 psi in 24 hours, 300 psi in 28 Calendar Days.

B.	Lubrication shall consist of bentonite and/or polymers and potable water.  Polymers shall be non-toxic and shall not be used until the MSDS is submitted and accepted.

701-2.06 ANNULAR SPACE GROUTING.  Annular space grout shall consist of Portland Cement or Portland Cement and fly ash, water, and admixtures as required to meet these specifications.  The grout shall possess good flow characteristics with minimum shrinkage and permit a flow time adequate to complete the grouting work.  The grout shall have the ability to flow freely without stiffening through the annular space in the section being grouted at that time.  The mix shall be designed as follows:

- Initial set time shall not be less than 2 hours.

- The grout slurry shall have a minimum density of 45 pcf and a maximum density of 50 pcf as per ASTM C 138.

- The grout shall have an apparent viscosity not exceeding 18 seconds in accordance with ASTM C 939.

- The grout shall have a minimum penetrations resistance of 50 psi in 24-hours when tested in accordance with ASTM C 403 and a minimum compressive strength of 175 psi in 28-days when tested in accordance with ASTM C 495.

- The maximum shrinkage shall not exceed one percent by volume.

- The grout shall not bleed or segregate.

52365/52412-031212

SECTION 702

ASPHALT MATERIALS

Special Provision

702-2.01 ASPHALT CEMENTS.  Meet AASHTO M 320 and the following:

ADDITIONAL REQUIREMENTS FOR

PERFORMANCE GRADED ASPHALTS

Replace the column heading, PG 64-28, with, PG 58-34.

CR7021-102411

SECTION 703

AGGREGATES

Special Provisions

703-2.03 AGGREGATE FOR BASE.

Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

(Percent Passing By Weight)

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 1 ½ inch | 100 | - | - |
| 1 inch | 70-100 | 100 | 100 |
| 3/4 inch | 60-90 | 70-100 | 70-100 |
| 3/8 inch | 45-75 | 50-79 | 50-85 |
| No. 4 | 30-60 | 35-58 | 35-65 |
| No. 8 | 22-52 | 20-47 | 23-50 |
| No. 30 | 10-33 | 10-26 | 13-31 |
| No. 50 | 6-23 | 6-19 | 10-26 |
| No. 200 | 0-6 | 0-6 | 8-15 |

CR7031-101110

Add the following to Table 703-2:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

(Percent Passing By Weight)

| Sieve | Grading |
| --- | --- |
| Designation | D-2 |
| 1/2 inch | 100 |
| 3/8 inch | 85-100 |
| No. 4 | 10-30 |
| No. 8 | 0-10 |
| No. 16 | 0-5 |

52365/52412-031212

Replace Subsection 703-2.04 with the following:

703-2.04 AGGREGATE FOR HOT MIX ASPHALT PAVEMENT.  Process and crush aggregate that is free from clay balls, organic matter, other deleterious material, and not coated with dirt or other finely divided mineral matter.  Aggregate used must consist of sound, tough, durable rock of uniform quality.

Remove all natural fines passing a No. 4 sieve before crushing aggregates for Type IV, V and R mixtures.

Coarse Aggregate.  Aggregate retained on the No. 4 Sieve.

Meet the following requirements:

| Description | Specification | Type IIA | Type I, IIB, III | Type IV | Type V, R |
| --- | --- | --- | --- | --- | --- |
| LA Wear, % max | AASHTO T 96 | 45 | 45 | 45 | 45 |
| Degradation Value, Min | ATM 313 | 30 | 30 | 30 | 30 |
| Sodium sulfate Loss % max (5 cycles) | AASHTO T 104 | 9 | 9 | 9 | 9 |
| Fracture, min % | WAQTC FOP for AASHTO TP 61 | 90, 2 face | 80, 1 face | 90, 2 face | 98, 2 face |
| Flat-Elongated Pieces, max % | ATM 306 |  |  |  |  |
| 1:5 |  | 8 | 8 | 8 | 8 |
| 1:3 |  | 20 | - | - | 20 |
| Absorption, max. % | AASHTO T 85 | 2.0 | 2.0 | 2.0 | 2.0 |

Fine Aggregate.  Aggregate passing the No. 4 sieve.

Aggregate shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness.

Aggregate for Type IV, V, and R mixes:

	do not blend back natural sand

	shall be non-plastic as determined by WAQTC FOP for AASHTO T 90

	shall have a minimum uncompacted void content (Fine Aggregate Angularity) determined by AASHTO T 304, Method A, of 45%

TABLE 703-3

BROAD BAND GRADATIONS FOR HOT MIX ASPHALT PAVEMENT AGGREGATE

(Percent Passing by Weight)

| Sieve | Gradation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Type I | Type II | Type III | Type IV | Type V | Type R |
| 1 inch | 100 | - | - | - | - | - |
| 3/4 inch | 80-90 | 100 | - | - | 100 | 100 |
| 1/2 inch | 60-84 | 75-90 | 100 | 100 | 65-90 | 70-100 |
| 3/8 inch | 48-78 | 60-84 | 80-90 | 80-95 | 55-80 | 50-70 |
| No. 4 | 28-63 | 33-70 | 44-81 | 55-70 | 40-60 | 30-42 |
| No. 8 | 14-55 | 19-56 | 26-70 | 35-50 | ≤ 45 | 20-32 |
| No. 16 | 9-44 | 10-44 | 16-59 | 20-40 | ≤ 35 | 15-25 |
| No. 30 | 6-34 | 7-34 | 9-49 | 15-30 | ≤ 25 | 10-20 |
| No. 50 | 5-24 | 5-24 | 6-36 | 10-24 | ≤ 20 | 7-15 |
| No. 100 | 4-16 | 4-16 | 4-22 | 5-15 | ≤ 12 | 5-12 |
| No. 200 | 3-8 | 3-8 | 3-8 | 4-8 | 3-8 | 4-10 |

Note:

1.	No tolerance is allowed beyond the Broad Band Limits of the No. 200 Sieve.

2.	For Type R, the mix design gradation JMD shall provide a minimum of 8% difference of percent passing the No. 4 and the No. 8 sieve.

CR7031-101110

SECTION 706

CONCRETE AND PLASTIC PIPE

Standard Modifications

706-2.06 PLASTIC PIPE.  Delete the first sentence and replace with the following:

Semi-rigid, smooth-wall pipe meeting the following:

E63-072808

Special Provision

Add the following subsection:

706-2.09 CENTRIFUGALLY CAST FIBERGLASS REINFORCED POLYMER MORTAR PIPE.

- Material

Centrifugally Cast Fiberglass Reinforced Polymer (CCFRP) pipe (or commonly called FRP), The pipe shall have an inside diameter of 41-inches, Stiffness Class 46 psi (SN 46), and be pressure rated to 100 psi. The pipe shall have “low profile” bell and spigot and shall have a nominal inside diameter (ID) of 41-inches.  The length of pipe segments shall be 20 feet.

- Joints

Unless otherwise specified, the pipe shall be field connected with low-profile, fiberglass bell-spigot joints.  The maximum outside diameter (O.D.) at the bell-spigot joint shall not exceed 44-inches.  The joint shall utilize elastomeric sealing gaskets as the sole means to maintain joint water tightness and shall meet the performance requirements of ASTM D4161.

52365/52412-031212

SECTION 707

METAL PIPE

Standard Modification

Delete Subsection 707-2.07 and replace with the following:

707-2.07 GALVANIZED STEEL WATER CONDUIT.  Meet the following:

Galvanized Pipe		ASTM A 53 or ASTM A 120, galvanized according to AASHTO 111

Galvanized Fittings		ASTM A 234 galvanized according to AASHTO M 232

E17-063004

Special Provision

Add the following subsection:

707-2.08 STEEL CASING.

1.	Steel Casing for Auger Boring

A.	Steel casing shall:

- Be new, smooth wall carbon steel pipe which conforms to ASTM Specification A139, Grade B.

- Have the capacity to withstand the maximum jacking load anticipated with a safety factor of 1.5.  The casing shall also be designed to withstand reasonably anticipated long-term soil and groundwater loads.

- Have a minimum yield strength of 35,000 psi.

- Casing diameter shall be as shown on the Drawings.  Casing wall thickness shall be determined by the contractor but shall not be less than ½ inch.  Casing lengths shall be determined by the Contractor.

- Have a difference in roundness between the major and the minor outside diameters not exceeding 1% of the specified nominal outside diameter, or ¼ inch, whichever is less.

- Have an outside circumference which is within 1% of the nominal circumference, or ½ inch, whichever is less.

- Have a minimum allowable straightness deviation in any 10-foot length of 1/8 inch.

- Be furnished with 1½ inch minimum diameter grout holes which conform to ASTM Specification A53, Schedule 40, with threaded plugs.

a.	Space holes regularly on 20-foot centers.  Longitudinal spacing between grout holes may be decreased to provide more extensive grouting, but shall not exceed 20 feet.

b.	Grout holes shall be fitted with countersunk, full face, rubber gaskets to prevent infiltration of displaced earth during the jacking process.

B.	Steel casing joints shall be (1) a pressure fit type (Permalok or equal), or (2) welded. Steel casing for welding shall be square cut with beveled ends, using a full-penetration butt weld.

2.	Steel Casing for Pipe Ramming

A.	Steel casing shall:

- Be new, smooth wall carbon steel pipe which conforms to ASTM Specification A139, Grade B.

- Have the capacity to withstand the maximum axial force anticipated with a safety factor of 2.0.  The casing shall also be designed to withstand reasonably anticipated long-term soil and groundwater loads.

- Have a minimum yield strength of 50,000 psi.

- The casing diameter shall be as shown on the Drawings.  Casing wall thickness shall be determined by the Contractor but shall not be less than ¾ inch.  Casing lengths shall be determined by the Contractor.

- Have a difference in roundness between the major and the minor outside diameters not exceeding 1% of the specified nominal outside diameter, or ¼ inch, whichever is less.

- Have an outside circumference which is within 1% of the nominal circumference, or ½ inch, whichever is less.

- Have a minimum allowable straightness deviation in any 10-foot length of 1/8 inch.

- Be furnished with 1½ inch minimum diameter grout holes which conform to ASTM Specification A53, Schedule 40, with threaded plugs.

a.	Space holes regularly on 20-foot centers.  Longitudinal spacing between grout holes may be decreased to provide more extensive grouting, but shall not exceed 20 feet.

b.	Grout holes shall be fitted with countersunk, full face, rubber gaskets to prevent infiltration of displaced earth during the ramming process.

B.	Steel casing joints shall be (1) a pressure fit type (Permalok or equal), or (2) welded. Steel casing for welding shall be square cut with beveled ends, using a full-penetration butt weld.

52365/52412-031212

SECTION 710

FENCE AND GUARDRAIL

Special Provisions

710-2.03 CHAIN LINK FABRIC.

In the 1st sentence between the parenthesis, replace "Class D" with the following:

(Class C or D coating)

CR7101-110410

Standard Modification

Delete Subsection 710-2.04 METAL BEAM RAIL and replace with the following:

710-2.04 METAL BEAM RAIL.  Meet AASHTO M 180-00, Class A, Type II.  Galvanize the rail per ASTM A653 after factory roll formed and punched.

E83-100410

Delete Subsection 710-2.06 GUARDRAIL POSTS AND BLOCKS and replace with the following:

710-2.06 GUARDRAIL POSTS AND BLOCKS.  Furnish posts and blocks, as specified, meeting the following requirements.

1.	Wood Posts and Blocks.  Use timber with a stress grade of 1200 psi or more.  Testing must meet the standards of the West Coast Lumber Inspection Bureau.  Use timber for posts and blocks that is either rough sawn (unplaned) or S4S with nominal dimensions indicated.  Allowable size tolerance of rough sawn blocks in the direction of the bolt holes is  1/4 inch.  Only one combination of post and block finish may be used for any one continuous length of guardrail.  Treat all timber to meet Section 714.

2.	Steel Posts and Blocks.  Meet the section and length specified or shown on the Plans.  Use copper bearing steel when so specified.  Use steel meeting the requirements of ASTM A 36 and galvanized per ASTM A 123.

3.	Synthetic Blocks.  Product made from alternate materials may be used if accepted by the FHWA for use on the National Highway System.

E84-100410

Delete Subsection 710-2.11 GUARDRAIL TERMINALS and replace with the following:

710-2.11 GUARDRAIL TERMINALS.  Meet coating requirements of AASHTO M 180, Class A, Type II.  Galvanize after fabrication.  Fabrication includes forming, cutting, shearing, punching, drilling, bending, welding, and riveting.  Provide one of the following terminal types, as shown on the plans, for single-rail W-beam guardrail.  Provide terminals that pass NCHRP 350 or MASH Test Level 3 and meet the following requirements:

1.	Controlled Release Terminal.	Meet the requirements of Standard Drawing G-25.

2.	Parallel Terminal.

a.	Requirements:

(1)	Crashworthiness:  Provide terminals that pass NCHRP 350 or Mash Test Level 3.

(2)	Length:  50 feet.

(3)	End Offset:  0 to 2 feet (25:1 or flatter straight taper) offset end as shown on the plans.

(4)	Posts:  Use posts that are:

(a)	Steel post with hinge or

(b)	Yielding or breakaway steel post in steel tube

b.	Acceptable models include the following or approved equivalent:

(1)	Sequential Kinking Terminal (SKT) manufactured by Road Systems, Inc., 3616 Old Howard County Airport, Big Spring, Texas 79720, Telephone (432) 263-2435.

(2)	Extruder Terminal (ET-Plus) manufactured by Trinity Highway Products, L.L.C., 950 West 400 South, Centerville, Utah 84014, Telephone (801) 292-4461.

c.	Install AASHTO M 268, Type III, IV, or V retro-reflective sheeting (2.0 square feet, minimum) on the end section of parallel terminals consisting of yellow and black bars sloping 45 degrees downward toward the traffic side of the terminal.

3.	Buried in Backslope Terminal.  Meet the requirements of Standard Drawing G-15.

E85-100410

SECTION 712

MISCELLANEOUS

Standard Modifications

712-2.06 FRAMES, GRATES, COVERS, AND LADDER RUNGS.  In Gray iron castings, delete text and replace with:

AASHTO M 306 and AASHTO M 105, Class 35B.

E46-012707

Special Provisions

Add the following subsection:

712-2.19 CASING SPACERS AND END SEALS.

1.	Casing spacers shall be CCI Pipeline Systems, Cascade Waterworks Manufacturing, Advance Products and Systems, Inc. or equal.   Spacers shall be manufactured with adjustable legs to correct the carrier pipe grade as necessary.

2.	Spacers shall retain the carrier pipe and communication conduit against movement inside the bore casing.

52365/52412-031212

SECTION 719

STEEL, GRAY-IRON AND

MALLEABLE IRON CASTINGS

Standard Modification

719-2.02 GENERAL REQUIREMENTS.  In Gray-Iron Castings, delete text and replace with:

AASHTO M 306 and AASHTO M 105, Class 35B.

E47-012707

SECTION 724

SEED

Special Provision

724-2.02 MATERIALS.

Delete Table 724-1 and replace with the following:

TABLE 724-1

SEED REQUIREMENTS

| Species | Seed Purity & Germination, %, Min. |
| --- | --- |
| Arctared Red Fescue | 90 & 85 |
| Alpine Kentucky Bluegrass | 90 & 85 |
| Alene Kentucky Bluegrass | 90 & 85 |
| Durar Hard Fescue | 90 & 85 |

52365/52412-031212

SECTION 726

TOPSOIL

Special Provision

Delete Subsection 726-2.01, except for Table 726-1 and replace with the following:

726-2.01 TOPSOIL.  Furnish topsoil that is representative of the existing, natural organic blanket of the project area.  Perform a quality test, as defined by ATM 203, on the soil to determine the organic content of the soil.  Supply the results to the Engineer.

Soil with an organic content of 5 percent or more may be reused and spread on the finished slopes where topsoil is noted on the plans.  Remove roots, stumps, unnatural material, and rocks greater than 3 inch in diameter from the organic material before it is graded onto the finished slope.

Soil with an organic content of less than 5 percent cannot be used as topsoil for the project.  In this case furnish topsoil consisting of a natural friable surface soil without admixtures of undesirable subsoil, refuse or foreign materials having an organic content of 5 percent or more, as determined by ATM 203.  The material shall be reasonably free from roots, clods, hard clay, rocks greater than 3 inches in diameter, noxious weeds, tall grass, brush, sticks, stubble or other litter, and shall be free draining and nontoxic.  Notify the Engineer of the topsoil source location at least 30 calendar days before delivery of topsoil to the project from the identified location.  The Engineer will inspect the topsoil and its sources before approval will be granted for its use.

CR208-112707

SECTION 730

SIGN MATERIALS

Standard Modification

Delete Subsection 730-2.01 SHEET ALUMINUM and replace with the following:

730-2.01 SHEET ALUMINUM.  Use alloy 6061-T6, 5052-H36, 5052-H38, or recycled aluminum meeting alloy 3105, as specified in ASTM B 209.  Meet the thickness of aluminum sheet designated on the Plans.  Verify alloy and temper designation by mill certification.

Before January 1, 2011, treat the aluminum base metal sheets with chromate conversion coating for aluminum to meet ASTM B449, Class 2.

After January 1, 2011, treat the aluminum base metal sheets with a rinsed non-hexavalent chromium conversion coating for aluminum and aluminum alloys that meets ASTM B 921, class one.  Handle the cleaned and coated base metal only by a mechanical device or by operators wearing clean cotton or rubber gloves.  After cleaning and coating operations, protect the panels at all times from contact or exposure to greases, oils, dust, or other contaminants.

Make each sign panel a continuous sheet for all lengths 72 inches or less in the horizontal direction.  Use no more than one vertical splice for signs up to 144 inches in length and 48 inches or less in height.

Meet the panel dimensions specified with a tolerance of 1/16 inch.  Furnish metal panels that are cut to size and shape and free of buckles, warp, dents, cockles, burrs, and any other defects resulting from fabrication.  Complete all possible fabrication, including shearing, cutting, and punching of holes prior to the base metal preparation.

E86-041210

Special Provision

730-2.04 SIGN POSTS.

Add No. 7:

7.	Structural Tubing and W-Shape Beams.

a.	Structural tubing shall conform to ASTM A500, Grade B, or ASTM A501.  The tubing shall be square and of the dimensions called for in the Plans with 0.2 inch thick walls.  0.4 inch diameter holes shall be drilled as required to permit mounting of the sign.

b.	W-shape beams shall conform to ASTM A36.

c.	Structural tubing and W-shape beams shall be hot dip galvanized according to 1.b. of this subsection.  Damaged and abraded tubes and beams shall be repaired according to 1.c. of this subsection.

CR81-062204

SECTION 740

SIGNALS AND LIGHTING MATERIALS

Special Provisions

Replace Subsection 740-2.02 with the following:

740-2.02 SIGNAL AND LIGHTING POLES.

1.	Design.  Design and fabricate highway lighting structures to conform to the 1994 Edition of AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals with interim revisions and the highway lighting sheets in the Plans.  Use a wind speed of 100 mph with a gust factor of 1.3.  Design each electrolier to support a sign with an area of 16 square feet with its centroid located 14 ft above the pole base.

Design and fabricate traffic signal structures to the 2001 Edition of AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires, and Traffic Signals with interim revisions and Central Region Traffic Signal Details.  Design must meet Fatigue Category III, with galloping using a basic wind speed of 100 mph and Central Region standard loads.

A registered professional engineer shall design the structures and provide stamped shop drawings and calculations.  Submit the stamped drawings and calculations for each pole to the Engineer for approval.  Design for the complete-in-place structure including the supported hardware.

a.	In the stamped calculations, indicate the edition of Standard Specifications to which the poles are being designed and provide the input data used to design each pole and mast arm, including:  design wind speed, cross section shape, yield strengths of the component materials, dimensions of the pole components, and a summary of the loads used.

b.	On the stamped shop drawings, provide design wind speed and the details for building the poles and mast arms, including:  materials specifications, slip fit joint dimensions, pole component dimensions, welds that will be made, and the welding inspection that will be done.

Submit the mill certifications for the steel items (piles, plates, bolts, and other related items) to the Engineer for approval.

2.	Fabrication.  Fabricate signal and lighting structures from tapered steel tubes with a round or 16 sided cross section.  Orient handholes located near the base of poles to face downstream of traffic flow.

Provide traffic signal poles, lighting poles, and signal mast arms in lengths evenly divisible by 5 feet.

Furnish poles and mast arms up to 40 feet long in one piece.  Poles and mast arms longer than 40 feet may be furnished in one piece or in two segments with a slip type field splice.  For slip type joints, provide a minimum overlap of two and one half (2.5) feet or the overlap specified in the Plans, whichever is greater.  In mast arms, locate these splices at least one foot away from the Plan location of signal heads and signs.  In signal poles, locate the edge of the female section at least 6 inches above the top of the signal mast arm connection.

Fabricate tubes with walls up to 1/2 inch thick from the prequalified base metals listed in AWS D1.1.  Fabricate elements greater than 1/2 inch thick from steel that conforms to AASHTO M270 and meets the Fracture Critical Impact Test requirements for Zone 3.  The Department will not accept structures that use laminated steel elements.

Fabricate the cross section of each tube from no more than 2 pieces of steel.  When using 2 pieces, place the longitudinal welded seams directly opposite one another.  Place the welded seams on adjacent sections to form continuous straight seams from the base to the top of the pole.

When tenons are needed to install traffic signals and luminaires, make them from two inch nominal schedule 40 pipe that conform to ASTM A 53 Grade B.

Fabricate breakaway signal poles in accordance with the Pole Sheet in the Plans. Fabricate signal poles 10 to 15 feet long from 7 gage (US Standard) sheet steel.  Fabricate each post with a minimum inside diameter at the base plate as shown in the Plans.  Use 4 inch diameter by 4 inch Schedule 40, ASTM A53, Grade B pipe as a post-top adapter.

The Department does not allow holes made for lifting purposes in the ends of tubular segments, except in the free ends of luminaire mast arms.  To add lift points, weld them to the tube opposite the longitudinal seam weld on the outside of female segments and on the inside of male segments.  Before shipment, remove lift points added to the outside of the tubes, grind the area smooth with the base metal, and hot stick repair the finish according to Subsection 660-3.01.8.a.  Lift points added to the inside of tubes in place may be left in place.

Hot-dip galvanize lighting and signal structures to meet AASHTO M 111 and these specifications. Galvanizing kettles will be large enough to completely submerge each element, the mast arm, and the pole.  Submerge the complete/whole element in the galvanizing process.  An element galvanized in sections will not be accepted.  Galvanize bolts and fasteners to meet AASHTO M 232.

After the poles and mast arms are galvanized, remove all excess zinc from all drip lines and points and the surfaces of all tube ends that form slip type joints to provide a smooth finish.

The Department will reject poles and mast arms that are:

(1).	Not fabricated according to these specifications or the approved shop drawings,

(2)	Bowed with sweeps exceeding 3/4 inch throughout the length of the pole, mast arm, or segment, if furnishing a 2 piece pole or mast arm,

(3)	Out of round.  Sections are out of round when the diameters of round members or the dimension across the flats of multisided members exceed 2 percent of the dimension specified on the shop drawings.

Fabricate pile cap adapters from Grade X42 steel line pipe that conforms to API 5L and from steel plate that conforms to ASTM A 709 Grade 50.  Attach the anchor plate to the pile section with a complete joint penetration (CJP) weld.  Fabricate the anchor plate to match the base plate of the lighting standard.

3.	Welding.  Perform welding to conform to Subsection 504-3.01.8. Welding and the 2001 Edition of AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires, and Traffic Signals with interim revisions, the Central Region Traffic Signal Details, and the following:

a.	Make welds continuous.  Grind exposed welds flush with the base metal at slip fit joints for the length of the slip fit joint plus one half the diameter of the female section.

b.	On steels 5/16 of an inch thick and thicker, inspect 100 Percent of CJP welds by either radiography (RT) or ultrasound (UT).

c.	Inspect a random 25 percent of PJP and fillet welds by magnetic particle (MT).  If a defect is found, inspect 100% of the PJP and fillet welds made to fill the order.  In steels less than 1/8 inch thick, complete the tests according to AWS D1.1.

d.	Only visually inspect welds made on luminaire mast arms.

4.	Anchor Rods & Bolts.  Furnish 2 inch diameter (nominal) anchor rods for signal poles that meet ASTM F1554 Grade 105, are 96 inch minimum length and conform to Supplemental Requirements; S2, Permanent Manufacturer’s Identification, S3, Permanent Grade Identification and S-5 Charpy Impact Requirements.  Hot dip galvanize according to AASHTO M232.  Use nuts that conform to AASHTO Specification M292 of the grade, surface finish, and style for 2 inch diameter anchor rods.  Washers shall conform to AASHTO M293.

5.	Miscellaneous.  Finish the edges of poles and mast arms to conform to the following requirements.  Before hot dip galvanizing, neatly round the following features to the radius specified.

a.	On holes through which electrical conductors pass, provide a 1/16 inch radius on both the entrance and exit edges,

b.	On pole base plates, provide a 1/8 inch radius on edges along which plate thickness is measured and a smooth finish on all other exposed edges,

c.	On the ends of tubes that form slip type joints, complete the following tasks on the two surfaces that contact one another.  First, provide 1/16 inch radii on the inside and outside edges of the female and male segments, respectively.  Then for the length of the joint plus one half the diameter of the female section grind down welds until they feature a radius concentric with the mating surface and remove material protruding from the two surfaces.

Provide caps to cover the free ends of poles and mast arms.

Identify critical information for poles and arms with visible permanent aluminum tags that contain the information shown in Table 740-1.  The measurements shown are for illustration purposes only.  Use tags large enough to include required information using 1/4 inch high text, 3/8 inch of space between successive lines of text, and at least 3/8 inch of space between the edges of the tag and the text.  Secure the tags with two 1/8 inch blind rivets at the base of poles and the underside of mast arms.  If furnishing a two piece signal mast arm with slip type joint, mark both pieces with the same message.  Provide the holes for the blind rivets before galvanizing.

TABLE 740-1

POLE MARKINGS

Note:

Italic type indicates additional Tag Markings if poles have 2 luminaire or 2 signal mast arms.

| POLES (Including Mast Arms ) | MEASUREMENTS | TAG MARKINGS |
| --- | --- | --- |
| Signal Poles |  |  |
| a) Signal mast arm length | 45 ft./55 ft. | SMA 45/SMA 55 |
| b) Luminaire mast arm length | 22 ft./18 ft. | LMA 22/LMA 18 |
| c) Pole height | 36 ft. | PH 36 |
| d) Intersection number (if more than one) -pole number |  | 1 - P 4 |
| e) Sum of signal mast arm moments about centerline of signal pole |  | SM 4000/SM 3200 |
| f) Design wind speed | 100 mph | DWS 100 |
| Light Poles |  |  |
| a) Luminaire mast arm length | 15 ft./15 ft. | LMA 15/LMA 15 |
| b) Pole height | 37 ft. | PH 37 |
| Signal Mast Arm |  |  |
| a) Mast arm length | 40 ft. | SMA 40 |
| b) Intersection number (if more than one) -pole number |  | 1 - P 4 |
| c) Sum of signal mast arm moments about centerline of signal pole |  | SM 3740 |
| d) Design wind speed | 100 mph | DWS 100 |
| Luminaire Mast Arm |  |  |
| a) Mast arm length | 18 ft. | LMA 18 |
| b) Pole number (if unique arm design) |  | P 4 |

.

740-2.05 CONDUCTORS.  Replace Table 740-2 with the following:

TABLE 740-2

CONDUCTOR TERMINATION TABLE

| CONDUCTORS PER CABLE | CIRCUIT | WIRE COLOR | AWG. NO. | BAND LEGEND |
| --- | --- | --- | --- | --- |
| 7 | Vehicle Red | Red | 14 | Head No. |
|  | Vehicle Yellow | Orange |  |  |
|  | Vehicle Green | Green |  |  |
|  | Common Neutral | White |  |  |
|  | Spare | White/Black |  |  |
|  | Spare | Black |  |  |
|  | Spare | Blue |  |  |
| 7 | Vehicle Red Arrow | Red | 14 | Head No. |
|  | Vehicle Yellow Arrow | Orange |  |  |
|  | Vehicle Green Arrow | Green |  |  |
|  | Common Neutral | White |  |  |
|  | Spare | White/Black |  |  |
|  | Spare | Black |  |  |
|  | Spare | Blue |  |  |
| 7 | Vehicle Red | Red | 14 | Head No. |
|  | Vehicle Yellow | Orange |  |  |
|  | Vehicle Green | Green |  |  |
|  | Common Neutral | White |  |  |
|  | Spare | White/Black |  |  |
|  | Vehicle Yellow Arrow | Black |  |  |
|  | Vehicle Green Arrow | Blue |  |  |
| 4 | Pedestrian Don’t Walk | Red | 14 | Head No. |
|  | Pedestrian Walk | Green |  |  |
|  | Common Neutral | White |  |  |
|  | Spare | Black |  |  |
| 4 | Pedestrian Pushbutton | Black | 14 | Head No. |
|  | Neutral | White |  |  |
|  | Spare | Red |  |  |
|  | Spare | Green |  |  |
| 5 | Photo Electric Control | Black | 14 | PEC |
|  | Load to Contactor | Red |  |  |
|  | Neutral | White |  |  |
|  | Spare | Orange |  |  |
|  | Spare | Green |  |  |

TABLE 740-2

CONDUCTOR TERMINATION TABLE

(Continued)

| CONDUCTORS PER CABLE | CIRCUIT | WIRE COLOR | AWG NO. | BAND LEGEND |
| --- | --- | --- | --- | --- |
| 3 | Flashing Beacon | Black | 14 | Head No. |
|  | Neutral | White |  |  |
|  | Spare | Red |  |  |
| 3 | Preemption | Orange | 20 | "PRE" |
|  | Neutral | Blue |  |  |
|  | Spare | Yellow |  |  |
| 3 | Preemption Confirmation | Black | 14 | "PRECON" |
|  | Neutral | White |  |  |
|  | Spare | Red |  |  |
| 3 | Highway Luminaire | Black | 8 or 6 | Circuit No. |
|  | Highway Luminaire | Red |  | Circuit No. |
|  | Highway Luminaire Spare | White |  |  |
| 3 | Service to Controller | Black | 6 or 4 | "SIG" |
|  | Neutral | White |  | No Band |
|  | Spare | Red |  | No Band |
| 3 | Sign Luminaire | Black | 8 | SIGN |
|  | Sign Luminaire | Red |  | SIGN |
|  | Sign Spare | White |  |  |

Replace No. 5. with the following:

5.	Detector Loops.  Use No. 14 AWG conductors for detector inductive loops that meet IMSA Specification 51-3, Type RHW/USE, or IMSA Specification 51-5, when called for on the Plans or specified in the Special Provisions.

Replace "6 twisted pairs" in the second sentence of the 4th subparagraph of No. 6. with the following:

"7 twisted pairs"

Replace Subsection 740-2.06 with the following:

740-2.06 ELECTRICAL CONDUIT AND FITTINGS.  Unless specified otherwise, use rigid metal conduit and fittings for raceways.  Furnish galvanized rigid type conduit and elbows conforming to UL Standard 6 and are manufactured of mild steel according to ANSI C80.1.  Furnish third party certified fittings designed for rigid metal conduit.

For loop detectors, use Schedule 80 polyvinyl chloride (PVC) conduit that conforms to UL Standard 651.  Use PVC fittings meeting NEMA TC 3.

When polyethylene conduits are specified in the Plans, use a smooth wall, schedule 40, high-density polyethylene (HDPE) pipe that conforms to UL Standard 651 B and NEMA TC-7-2000.

Furnish insulated throat grounding bushings made of malleable iron or steel with a mechanically galvanized or zinc plated finish.  Grounding lugs shall either be an integral part of the bushing or consist of an attached tin plated copper saddle.  Grounding lugs shall feature a stainless steel screw, the centerline of which falls within 20 degrees of conduit centerline.  The bushings furnished shall also feature a stainless steel or brass mounting screw that locks the bushing onto the conduit end.

Furnish conduit outlet bodies and their covers with a hot dip galvanized finish and stainless steel screws.  For loop detectors, furnish Type X bodies and, for photoelectric control installation, furnish Types C and LB conduit bodies.

When Myers hubs are specified, furnish rain tight, grounding type hubs made of malleable iron with a hot dip or mechanically galvanized finish.

At expansion joints, provide watertight expansion fittings capable of the following movements without damaging the conduits attached to it or the conductors that pass through it.  The movements include:  axial expansion or contraction to 3/4 inch, angular misalignments in any direction to 30 degrees, and parallel misalignment of the conduits to 3/4 inch.  The fittings shall also include a braided copper bonding jumper equal to an 8 AWG conductor, bushings to prevent scraping the conductors, and a smooth inner sleeve that maintains a constant diameter regardless of conduit alignment.

Replace Subsection 740-2.18 with the following:

740-2.18 ROADWAY LUMINAIRES.  Furnish luminaires that conform to the following specifications and provide the light distributions specified.  When luminaire performance criteria are specified, luminaires shall also:

	Meet or exceed the minimum initial light levels indicated.

	Provide light distribution uniformity ratios and veiling luminance ratios equal to or less than the maximums indicated.

When luminaire performance criteria are specified, submit the following information for each luminaire type and light distribution type specified:  luminaire specifications, the lumen output of the lamps that will be furnished, and current electronic photometric data to the Engineer for approval.  Furnish the photometric data in Illuminating Engineering Society (I.E.S.) format.  The Engineer will use software that calculates light levels and uniformity ratios according to the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S. RP-8 to verify each luminaire provides the light levels, uniformities, and veiling luminance ratios specified.

When cut off distributions are specified, furnish luminaires with flat glass lenses and a full cutoff light distribution as defined in the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S. RP-8, dated 2000.

Furnish each luminaire with a high pressure sodium lamp of the wattage specified and matching ballast with an input voltage equal to circuit voltage.  Furnish lamps that feature a rated life of 24,000 hours based on 10 hours per start and ballasts that conform to Subsection 740-2.21.

1.	Luminaries General

Install luminaires that feature:

a.	Corrosion resistant enclosures with gray paint finish and space for the ballast.

b.	Third party certification for use in wet locations.

c.	Glass lenses, unless polycarbonate resin refractors are specified.

d.	Terminal blocks for attaching the illumination tap conductors.

e.	Aluminum reflectors with an ALZAK or ALGLAS finish.

f.	Optical components free of substances that affect photometric performance, paint.

g.	Housings cast with no provision for a photoelectric control receptacle.

h.	Airtight reflector and lens units that breathe through activated charcoal filters and include elastomer gaskets to seal the gap between the two components.  Gasket material must withstand the temperatures involved and be securely held in place.

i.	Plug in starting aids in fixtures with lamps through 400 watts.

2.	Luminaries – Cobrahead and Offset

Each cobrahead or offset luminaire shall also include:

a.	An easily removed hinged door used exclusively for mounting the ballast.

b.	A second door that frames the lens, hinges on the house side, and fastens on the street side with an automatic type latch.

c.	A four bolt mounting brackets that fit 2 inch nominal diameter standard pipe and feature a center pivot for leveling the luminaire.

Offset luminaires shall also include knuckle style pole top adapters that are sized to fit 2 inch nominal diameter standard pipe and feature a wire way meeting NEC requirements for installing three size 10 AWG conductors between the pole and the terminal block located in the luminaire.

3.	LED Luminaire

LED Luminaires shall be UL listed for wet locations and enclosure classified IP66 per IEC 529.  The fixture shall be resistant to corrosion, ultraviolet degradation and abrasion.  Nickel-chrome plated wire guard shall be used for providing anti-fouling protection from leaf/debris and animals nesting to assure cool LED operation.

The luminaire shall have five years warranty on the LED’s and the driver.  Average delivered lumens over 50,000 hours should be a minimum of 85% of initial delivered lumens.

The LEDs shall operate over the temperature range of -40 °F to +165 °F.  The LEDs shall be wired in series parallel strings.  The failure of many one LED, and its associated string of LEDs, shall not cause the loss of more than 20% of the light output of the complete LED module.

4.	Lenses

When polycarbonate resin lenses are specified, the fabricator shall furnish certified lenses conforming to the following criteria:

a.	The lenses are molded in a single piece from virgin polycarbonate resin.

b.	The lenses are free from cracks, blisters, burns, and flow lines, and furnished with the natural molded surface.

c.	The lenses are of uniform density throughout and free from air, gas, or moisture pockets, and uncured areas.

d.	The lenses are transparent with a clear bluish tint, produced from ultraviolet stabilized resin to reduce the effects of ultraviolet radiation on their color properties.

e.	The resins used meet the requirements for the self extinguishing classification of ASTM D 635 and feature a minimum impact strength, Izod notched of 12 foot pounds per inch when tested according to ASTM D 256, Method A, using a 1/8 inch by 1/2 inch bar molded according to ASTM recommended practice.

52365-101211

Special Provisions

Add the following Section:

SECTION 744

EROSION, SEDIMENT, AND POLLUTION CONTROL - MATERIAL

744-2.01 MATERIAL.

Fiber Roll:  (commonly called straw wattle)

a.	Comprised of UV-degradable plastic netting or 100 percent biodegradable material.

b.	Filled with straw, flax, rice, coconut fiber material or composted material.

c.	Staking shall be made of 100 percent biodegradable materials.

Provide the Engineer certification stating the name of the manufacturer, product name, style number, chemical composition of the fiber, netting and certification of the weed-free status from the manufacturer.  Furnish a sample to the Engineer seven days before the scheduled installation.

Manufactured Inlet Protection System:

a.	Manufacturers:

Ultra Tech International – Ultra-DrainGuard

Bowhead Environmental and Safety - StreamGuard Exert II Sediment Insert

Enpac - Catch Basin Insert, Oil and Sediment or

b.	Approved equal.

Sand Bag Inlet Sediment Trap:

a.	Sandbag sack fabric shall be a nonwoven, needle punched design meeting the following requirements:

Grab Tensile Strength	ASTM D 4632	200 pounds (min.)

Grab Elongation	ASTM D 4632	15 – 70%

Mullen Burst Strength	ASTM D 3786	400 psi. (min.)

Trapezoidal Tear Strength	ASTM D 4533	95 lbs. (min.)

Apparent Opening Size	ASTM D 4751	No. 30 U.S. STD sieve (max)

Permittivity	ASTM D 4491	0.01 sec-1 (min.)

Ultraviolet Light Stability,

Retained Strength	ASTM D 4355	90%

Puncture Strength	ASTM D 4833	120 lbs. (min.)

These requirements are for Minimum Average Roll Values (MARV) verified in accordance with ASTM D 4759.

b.	Seam Thread:

Similar durability to the sandbag sack fabric.

c.	Sandbag Fill Material:

Select Material	Type B	703-2.07.

d.	Cinch Ties:  Plastic ties or equivalent tie recommended by the sandbag manufacturer.

CR744-022309

INDEX

Standard Modification

INDEX Remove the text. “Approved Products List” and replace with: Qualified Products List

E36-012707

APPENDIX A

CONSTRUCTION SURVEY REQUIREMENTS

APPENDIX B

Material Certification List

APPENDIX C

Safety plan

APPENDIX D

M.A.S.S. DETAILS FOR AWWU UTILITY PLANS

APPENDIX E

Utility COMPANY REQUIREMENTS