SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Quantity Computations

b.	Cross Sections

c.	Geotechnical Report

d.	State of Alaska Department of Transportation and Public Facilities publication, Best Management Practices For Construction Erosion and Sediment Control and Maintenance and Operations Actives

e.	Department of Transportation and Public Facilities - Sign Face Fabrication Requirements

f.	Interim Standard Specifications for Highway Construction (Metric) 94M. ($25.00)

2.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Utilities Engineer, (907) 269-0647.

3.	An environmental document addressing concerns and environmental commitments has been approved and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0549.

4.	This is to notify all bidders that effective January 1, 1998, contract items under Section 643, Traffic Maintenance, will no longer be creditable under the Disadvantaged Business Enterprise Program for DBE credit as subcontractable items. The only current exception is item 643(3), Permanent Construction Signs.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

5.	The Department’s procedure for providing for the costs of on-site flagging has changed. In recognition of the benefits derived from a well coordinated flagging operation to both the traveling public and the Contractor’s operation the Department’s position is that the Contractor is a full partner in this contract and should participate in the cost of flagging. Therefore, the amount paid by the Department to provide flagging has been changed from $45.00 / hour to a shared $32.00 / hour. The additional actual cost to provide a flagger shall be considered as incidental to other items of work. This change shall in no way relieve the Contractor from his responsibility to provide for safety and convenience of the public.

6.	This is to notify all bidders that the contract award process, when a DBE Goal is specified, will be modified as explained below.

Prior to award, the Department has been allowing a low bidder who did not submit sufficient good faith efforts (GFE) documentation to then submit additional DBE participation to meet the goal stated in the bid documents. The FHWA has informed us that this practice is not allowable. If GFE documentation is submitted and found to be insufficient, the bidder is to be declared nonresponsive.

For contract DBE requirements, refer to Section 120, DBE Program.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

7.	The United States Department of Transportation has recently issued new regulations for the DBE Program (49 CFR Part 26).  New eligibility criteria for DBE firms have been added, including consideration of Personal Net Worth (PNW) of the DBE owner(s).  This new criteria will be used to verify continued certification in the DBE Program.  Contractors are requested to continue to use the same procedure they have been using until the Department can establish the PNW.  If a DBE firm on a Project awarded after March 3, 1999 is decertified for failure to meet the PNW criteria, the Department will deal with the issue on a case by case basis.

# PART 4

# STANDARD MODIFICATIONS

# AND SPECIAL PROVISIONS

to the STATE OF ALASKA

- INTERIM

STANDARD SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

(METRIC)

# 94M

# SECTION 101

#### DEFINITIONS AND TERMS

##### Special Provisions

101-1.26 HIGHWAY, STREET OR ROAD. Delete this subsection in its entirety and substitute the following: A general term denoting a public way used by vehicles and pedestrians, including the entire area within the right-of-way.

101-1.30 MAJOR CONTRACT ITEM. Replace “10%” with “5%”.

101-1.33 MINOR CONTRACT ITEM. Replace “10%” with “5%”.

###### Add the following subsection:

101-1.62a SUBSIDIARY. Not paid for directly. Compensation for such work is included in the payment for other items of work and no separate payment will be made.

(2/18/99) R230

## 101-1.73 Interim Work Authorization. A written order by the Engineer initiating changes to the Contract, within its general scope, until a subsequent Change Order is executed. (06/25/99) M 68

# SECTION 102

##### BIDDING REQUIREMENTS AND CONDITIONS

##### Special Provisions

102-1.06 PREPARATION OF PROPOSAL. Replace the first sentence with the following: The bidder shall submit his proposal on the forms furnished by the Department, or legible copies thereof.

102-1.07 NON-RESPONSIVE PROPOSALS. Replace item 1. with the following:

1.	If the proposal is on a form other than that furnished by the Department, or legible copies thereof; or if the form is altered or any part thereof is detached; or if the proposal is improperly signed.

102-1.09 DELIVERY OF PROPOSALS. Delete the third paragraph.

(2/18/99)R231

102-1.12 ADDENDA REQUIREMENTS. Delete this subsection in its entirety and substitute the following: Addenda will be issued to the individual or company to whom bidding documents were issued. Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph, courier, and in special circumstances by phone. Addenda will be issued to the address, telefacsimile number or phone number as stated on the planholder’s list unless picked up in person or included with the bid documents. It is the bidder’s responsibility to insure that he has received all addenda affecting the Invitation For Bids. No claim or protest will be allowed based on the bidder’s allegation that he did not receive all of the addenda for an Invitation For Bids.

All addenda shall be acknowledged on the Proposal or by telegram or telefacsimile prior to the scheduled time of bid opening. If no addenda are received by the bidder, the word “None” should be entered on the Proposal Form. (10/28/96)R171

102-1.16 NON-COLLUSION AFFIDAVIT. Delete this subsection. (2/18/99)R231

# SECTION 103

# AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01 CONSIDERATION OF PROPOSALS. In the second and third paragraphs, replace form 25D-5 with the following: “form 25D-5©”. (5/5/95)R82M

103-1.02 AWARD OF CONTRACT.  In the third paragraph, change “practical” to “practicable”. (06/25/99) M 69

103-1.04 PERFORMANCE AND PAYMENT BONDS. In the third paragraph, under item 1.delete the first sentence and substitute the following: Escrow account, with a Federally-insured financial institution, in the name of the Department.

103-1.05 INSURANCE REQUIREMENTS. Delete this subsection in its entirety and substitute the following: The Contractor shall provide evidence of insurance with a carrier or carriers satisfactory to the Department covering injury to persons and/or property suffered by the State of Alaska or a third party, as a result of operations under this contract by the Contractor or by any subcontractor. This coverage will also provide protection against injuries to all employees of the Contractor and the employees of any subcontractor engaged in work under this contract. The delivery to the Department of a written 30 day notice is required before cancellation of any coverage or reduction in any limits of liability. Insurance carriers providing coverage shall have an acceptable financial rating.

The Contractor shall maintain in force at all times, during the performance of work under this contract, the following policies of insurance. All insurance policies shall comply with, and be issued by insurers licensed to transact the business of insurance under AS 21. Failure to maintain the specified insurance may, at the option of the Contracting Officer, be deemed as unacceptable work and remedied under Subsection 105-1.11. Where specific limits and coverages are shown, it is understood that they shall be the minimum acceptable. The requirements of this subsection shall not limit the Contractor’s indemnity responsibility under Subsection 107-1.13. Additional insurance requirements specific to this contract are contained in the Special Provisions, when applicable.

1.	Workers’ Compensation Insurance: The Contractor shall provide and maintain, for all employees of the Contractor engaged in work under this contract, Workers’ Compensation Insurance as required by AS 23.30.045. The Contractor shall be responsible for Workers’ Compensation Insurance for any subcontractor who provides services under this contract, to include:

a.	Waiver of subrogation against the State and Employer’s Liability Protection in the amount of $500,000 each accident/$500,000 each disease.

b.	If the Contractor directly utilizes labor outside of the State of Alaska in the prosecution of the work, “Other States” endorsement shall be required as a condition of the contract.

c.	Whenever the work involves activity on or about navigable waters, the Workers’ Compensation policy shall contain a United States Longshoreman’s and Harbor Worker’s Act endorsement, and when appropriate, a Maritime Employer’s Liability (Jones Act) endorsement with a minimum limit of $1,000,000.

Commercial General Liability Insurance: on an occurrence policy form covering all operations by or on behalf of the Contractor with combined single limits not less than:

$1,000,000 each occurrence

$1,000,000 for Personal Injury Liability

$2,000,000 aggregate for Products-Completed Operations

$2,000,000 general aggregate

The State of Alaska shall be named as additional insured. This insurance shall be considered to be primary and non-contributory to any other insurance carried by the State through self insurance or otherwise.

Automobile Liability Insurance: covering all vehicles used by the Contractor in the performance of services under this agreement with combined single limits not less than $1,000,000 each occurrence.

In addition to providing the above coverages the Contractor shall, in any contract or agreement with subcontractors performing work, require that all indemnities and waivers of subrogation it obtains, and that any stipulation to be named as an additional insured it obtains, also be extended to waive rights of subrogation against the State of Alaska and to add the State of Alaska as additional named indemnitee and as additional insured.

Evidence of insurance shall be furnished to the Department prior to the award of the contract. Such evidence, executed by the carrier’s representative and issued to the Department, shall consist of a certificate of insurance or the policy declaration page with required endorsements attached thereto which denote the type, amount, class of operations covered, effective (and retroactive) dates, and dates of expiration. Acceptance by the Department of deficient evidence does not constitute a waiver of contract requirements.

When a certificate of insurance is furnished, it shall contain the following statement:

“This is to certify that the policies described herein comply with all aspects of the insurance requirements of (Project Name and Number).” (2/18/99)R232

# SECTION 104

# SCOPE OF WORK

##### Special Provisions

104-1.02 CHANGES. Delete the fourth paragraph and substitute the following:

Before a Change Order or Supplemental Agreement covering work for which there is no established contract price is approved, the Contractor shall submit detailed cost or pricing data regarding the changed or extra work. The cost or pricing data shall include an itemization of all costs including labor, materials, and equipment required for the work. The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work. (2/18/99)R233M

### SECTION 105

# CONTROL OF WORK

##### Special Provisions

105-1.01 AUTHORITY OF THE ENGINEER. Add the following paragraph:

When, in the opinion of the Engineer, conditions are such that the safety and/or convenience of the traveling public are adversely affected, the Contractor will be immediately notified in writing. The notice will state the defect(s), the corrective action(s) required, and the time required to complete such action(s). In no case shall this time exceed 24 hours. In the event that the Contractor fails to take the corrective action within the specified time, the Engineer may direct that the offending operations cease until the defect(s) is (are) corrected. The Engineer reserves the right to have corrective action taken by outside forces. The cost of work by outside forces shall be deducted from any monies due or that may become due under the terms of this Contract.

105-1.02 PLANS AND WORKING DRAWINGS. Delete the last two sentences of the second paragraph and substitute the following: All working and detail drawings shall be full size, on white paper, and have dark blue or black lines.

In the next to last paragraph, delete “of the drawings for use by the Engineer” and substitute the following: “or an AutoCAD drawing interchange file format (.DFX) on 90 mm disk.”

105-1.05 COOPERATION BY CONTRACTOR. In the last paragraph, insert the following before the last sentence: The superintendent shall have the authority to sign Directives for the Contractor.

(2/18/99)R234

105-1.06 COOPERATION WITH UTILITIES. Add the following: The Contractor shall request locates from all the utilities having facilities in the area. Contractor shall use the locate call center for the following utilities:

Locate Call Center Anchorage Area 278-3121 Statewide 800-478-3121 who will notify the following:

AT&T Alascom, Inc.

The Contractor shall call the following utilities and agencies directly:

Alaska Railroad Corporation	265-2520

State (DOT & PF) Street Lights & Storm Drains (Kenai)	269-0783

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits. The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen. Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility’s facilities when the ground is frozen.

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required.

Prior to the relocation of the utility’s facilities, construction staking may be required. The Contractor shall give the utility 14 days advance notice as to when the staking will be available and maintain the stakes until the utility relocation is completed.

The Contractor shall give Alascom’s cable operator 24 hours notice prior to excavating or blasting in the vicinity of the fiber optics cables.

Payment for this staking will be as follows:

1.	If, as part of the contract, the Contractor is required to provide staking in the area needed by the utility, this work will be subsidiary to Item 642(1), Construction Surveying.

2.	If construction staking or right-of-way staking is required by the utility in advance of the Contractor’s normal schedule, the utility will request the staking, through the Engineer, 14 days prior to the time the staking is required for the utility to start their relocation. This staking will be paid under Item 642(3), Three Person Survey Party.

3.	If right-of-way staking is required by the utility, and staking the right-of-way is not a part of the contract, the utility will request the staking, through the Engineer, 14 days prior to the time the staking is required for the utility to start their relocation. This staking will be paid under Item 642(3), Three Person Survey Party.  (2/17/99)R3

105-1.13 MAINTENANCE DURING CONSTRUCTION. Delete the first paragraph and substitute the following: The Contractor shall maintain the work, and those portions of the project affected by the work, from the date physical construction begins until project completion. This maintenance shall be a continual and effective effort prosecuted day by day, with adequate equipment and forces to the end that the work, and those portions of the project affected by the work, are kept in satisfactory condition at all times.

The Contractor may be relieved of specified portions of this maintenance responsibility during a seasonal suspension of work (Subsection 643-3.07), following partial acceptance (Subsection 105-1.14), or following substantial completion (Subsection 108-1.07). The Department will be responsible for routine snow removal and ice control on only those portions of the project which are open for public use.  (2/18/99)R236

105-1.15 PROJECT COMPLETION. Delete the last paragraph and substitute the following: When all physical work and cleanup provided for under the contract is found to be complete, except for work specified under Subsection 618-3.04, Maintenance of Seeded Areas, and Subsection 621-3.04, Period of Establishment, a letter of project completion will be issued by the Engineer. Project completion will relieve the Contractor from further maintenance responsibilities, except under Subsections 618-3.04 and 621-3.04, and will stop the count of contract time but will not relieve him of any other obligations under the Contract.

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Delete the ninth paragraph and substitute the following: Any appeal must be in writing, must be limited to the issues that were before the Engineer, and must list the specific exceptions to the Engineer’s decision including specific provisions of the Contract which the Contractor intends to rely upon in his appeal.  The Engineer will respond within 60 days.

(2/18/99)R237

Add the following: Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage. (8/5/93) R93

# SECTION 106

# CONTROL OF MATERIAL

##### Special Provisions

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS. Add the following: Whenever materials or equipment are specified or described in the contract documents by using the name of a proprietary item or the name of a particular supplier the naming of the item is intended to establish the type, function and quality required. Unless the name is followed by words indicating that no substitution is permitted, materials or equipment of other suppliers may be accepted by the Department if sufficient information is submitted by the Contractor which clearly demonstrates to the Department that the material or equipment proposed is equivalent or equal in all aspects to that named. Requests for review of substitute items of material and equipment will not be accepted by the Department from anyone other than the Contractor.

If the Contractor wishes to furnish or use a substitute item of material or equipment, the Contractor shall make written application to the Department for approval thereof, certifying that the proposed substitute will perform adequately the functions and achieve the results called for by the general design, be similar and of equal substance to that specified and be suited to the same use as that specified. The application will state that the evaluation and approval of the proposed substitute will not delay the Contractor’s achievement of final completion on time, whether or not acceptance of the substitute for use in the work will require a change in any of the contract documents to adapt the design to the proposed substitute and whether or not incorporation or use of the substitute in connection with the work is subject to payment of any license fee or royalty.

(8/20/93)PARKS

Add the following: All steel and iron products which are incorporated into the work, and the action of applying a coating to a covered product (i.e., steel and iron), shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract amount, or $2500, whichever is greater. Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph. For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (ie, electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(10/9/96)R219

Add the following: YEAR 2000 WARRANTY: The Contractor warrants that each hardware, software, or firmware product or item delivered or developed under this contract shall accurately process date data (including, but not limited to calculating, comparing, and sequencing) from, into, during, and between the twentieth and twenty-first centuries, including leap year calculations, when used in accordance with the documentation provided by the Contractor.

If the contract requires that specific products or items perform as a system, then this Year 2000 Warranty shall also apply to those listed items as a system.

The duration and remedies available to the State for breach of the Year 2000 Warranty shall be as defined in, and subject to, the year 2000 terms and limitations of any general warranty provisions contained in this solicitation. In the absence of any such general warranty provision(s), the remedies available to the State shall include repair or replacement, without any cost to the State, of any listed product or item whose noncompliance is discovered and made known to the Contractor in writing by April 1, 2000 or within one (1) year after acceptance, or within the time limits of the Contractor’s warranty, whichever is longer.

Nothing in this Year 2000 Warranty shall be construed to limit any rights or remedies the State may otherwise have under the Uniform Commercial Code, State or Federal law, or with respect to defects other than Year 2000 performance.

The warranties contained herein are separate and distinct from any other warranties expressed or implied and are not subject to any disclaimer of warranty or limitation of the supplier’s liability.

(3/4/98)S79

106-1.02 LOCAL MATERIAL SOURCES. Add the following after the first paragraph: The Contractor shall provide process control for reasonable assurance, that all materials submitted for acceptance conform to the contract specifications. Sampling and testing of all materials for process control, including screening, crushing, blending, stockpiling of aggregates, production and laydown of aggregate courses or mixtures, asphalt concrete mixtures, and monitoring of compaction, is the responsibility of the Contractor. Process control tests shall be made in accordance with the applicable test methods specified in the contract.

A process control plan shall be submitted at the pre-construction conference. The process control plan shall include, for each item being produced, the methods to be used for

sampling and testing, the proposed testing frequency, personnel qualifications, and equipment descriptions. Process control will not be measured for payment but will be subsidiary to the applicable items being processed.

The Department has the exclusive right and responsibility for determining the acceptability of the construction and all incorporated materials. Acceptance testing by the Department is not to be considered as a replacement for process control testing by the Contractor. When the Contractor is not providing adequate process control testing, the Engineer may refuse to retest materials which have been shown to be unacceptable by standard acceptance testing procedures. (2/14/95)R201

### SECTION 107

#### LEGAL RELATIONS AND RESPONSIBILITY TO

##### PUBLIC

##### Special Provisions

107-1.02 PERMITS, LICENSES AND TAXES. Add the following: Prior to removing, stockpiling, staging or disposing of any material or equipment in, on or from a location not previously permitted by the contract, the Contractor shall obtain all necessary permits and clearances required. These permits and clearances may include, but are not limited to, State Historic Preservation Office clearance, a Division of Governmental Coordination Coastal Consistency Determination, Alaska Department of Natural Resources Mining Reclamation Permit, Alaska Department of Environmental Conservation permits, Alaska Department of Fish and Game Title 16 permit, US Fish and Wildlife endangered species clearance, US Army Corps of Engineers clearances and permits regarding wetlands, City or Borough Flood Hazard permit, local development permits, permission of property owner, etc.

The Contractor shall obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715. Should cultural resources be discovered during construction activities, work at that site shall be stopped and the Engineer notified.

The Contractor shall provide a wetland specialist able to conduct wetlands determinations and delineations in accordance with the Corps of Engineers 1987 Wetland Delineation Manual, of any site outside the project limits or not previously permitted, that will be impacted by the Contractor’s operations. These delineations will be subject to Corps of Engineers approval.

The Contractor shall provide a copy to the Engineer, of all permits or clearances received prior to Contractor’s use of any site outside the project limits. Additionally, the Contractor shall provide the Engineer a written statement that all permits or clearances necessary have been obtained. Contractor shall also provide a written statement to the Engineer listing agencies or offices contacted which responded that no additional action was required on the part of the Contractor.

107-1.08 RAILWAY-HIGHWAY PROVISIONS. Delete the first paragraph and substitute the following: If the Department determines that the construction of the project will require that materials be hauled across the tracks of any railway, the Department will make arrangements with the railway for the use of such crossings. The Contractor shall obtain permits from the Railroad if additional temporary crossings are needed. (2/18/99)R239

###### Delete the second paragraph and add the following:

1.	Definition of Terms.

a.	Railroad’s Chief Engineer - the person employed by the Railroad as head of its Engineering Department.

b.	Field Representative - the person authorized to act for the Chief Engineer and the Alaska Railroad Corporation.

c.	ARRC Representative - the person appointed to act for the Chief Engineer and the Alaska Railroad Corporation, on site during field operations.  All authority given to the Chief Engineer will be assigned to this person regarding project decisions/actions.

d.	Facility - any improvements owned by the Department which are to be placed on Railroad property in accordance with a written permit executed by the Railroad and the Department.

e.	Railroad - the Alaska Railroad Corporation, P.O. Box 107500, Anchorage, Alaska 99510-7500.

f.	Railroad Property - all lands owned or withdrawn for the use of the Railroad, in and including the track right-of-way and communications pole right-of-way.

g.	Trackwork - all work on the line from the top of subgrade to the top of rail, including geotextile, when required.

h.	Track Materials - all hardware, excluding signals and controllers, associated with the running of a railroad.

2.	General Requirements.

a.	All construction, reconstruction, operation and maintenance on the Railroad Property shall be performed in compliance with these specifications.

b.	Failure to comply with these specifications shall result in the suspension of all work on Railroad Property.

c.	All negotiations between the Railroad and the Contractor shall be handled through the Department.

d.	All work on or about the Railroad Property shall be performed by experienced personnel in a safe and workmanlike manner in keeping with the approved Railroad practices, and as specified herein. Railroad traffic and property shall be protected at all times.

e.	The safety and continuity of the operation of the railroad traffic shall be of first importance and shall be at all times protected and safeguarded. The Contractor and his subcontractors shall perform and arrange their work accordingly. The Railroad’s Field Representative shall decide all matters involving the safety of Railroad facilities and the operation of it’s railroad. The approval of the Railroad’s Field Representative, when given, shall not be considered as a release from responsibility or liability for any damage which the Railroad may suffer or for which it may be liable, as a result of the acts of the Contractor, his subcontractor or employees.

f.	The Contractor shall develop a plan that will comply with the federal Roadway Worker Protection Act, and Federal Railroad Administration regulations issued during that Act.  The plan must be submitted to the Chief Engineer and modified according to the Chief Engineer to mesh with the Railroad’s own requirements under said Act and regulations.

g.	Whenever in the opinion of the Railroad’s Field Representative, the construction may cause a hazard to the safe operation of the Railroad, he may place at the site of the work the required number of qualified employees to protect the Railroad’s operations. All Railroad cost and expense for providing such employees shall be collected from the Contractor, except for flagging which shall be paid for as described in Subsection 107-1.08.5,b, Flag Protection and Protection of Railroad Traffic.

h.	The Contractor shall be responsible for maintaining sight triangles at all railroad crossings within the project limits and at any railroad crossing outside the project limits that is designated and used as an alternative route for traffic.  Site triangle shall be maintained free of vegetation and other obstructions within the area designated by the Chief Engineer on a crossing by crossing basis.

i.	The Railroad will, at the Department’s option, furnish an ARRC Representative who will have the authority to act for the Chief Engineer and the Railroad during periods of construction when the Contractor is working within 6 meters of the track in use for train traffic.  The ARRC Representative will inspect the tracks at all crossings, and monitor flagging, lighting, clearances, etc., when necessary.  The ARRC Representative will work directly with the Engineer.  The decision of the ARRC Representative in matters pertaining to the Railroad operations and safety shall be final.

3.	Field Representation. The Railroad will furnish a full-time field representative who will have the authority to act for the Chief Engineer and the Alaska Railroad Corporation during the periods of construction on Railroad Property. The Field Representative will inspect the tracks after each blast and at all crossing, and monitor flagging, lighting, clearances, etc., when necessary. He will work directly with the Engineer and the decision of the Field Representative in matters pertaining to Railroad operations and safety shall be final.

4.	Insurance Requirements.

a.	The Contractor shall comply with all insurance requirements and conditions specified under Subsection 103-1.05, Insurance Requirements, except that the following minimum limits shall apply for Comprehensive or General Liability Insurance:

Bodily Injury - $5,000,000 each occurrence

Premises Operations

Independent Contractors

Products

Completed Operations

Property Damage - $5,000,000 each occurrence

Premises Operations

Independent Contractors

Products

Completed Operations

Blanket Contractual

b.	Prior to commencement of work on Railroad Property, the Contractor shall provide evidence to the Railroad, Protective Liability insurance (Alaska Railroad as insured) with the following limits:

Bodily Injury - $5,000,000 per occurrence

Property Damage - $5,000,000 per occurrence

5.	Notice. The Contractor shall give written notice and schedule to the Department and the Field Representative not less than 10 days in advance of the commencement of any major work on Railroad Property, in order that the necessary arrangements may be made for the protection of the Railroad’s operation.

6.	Flag Protection and Protection of Railroad Traffic.

a.	Whenever Railroad flag protection is required for the temporary crossing, this flag protection will be provided by the Railroad. Railroad flag

protection is to insure the safe movement of trains and other rail traffic and will be done in strict accordance with the Railroad rules on flagging. The Alaska Railroad requires 48 hours advance notice to schedule flagging.

b.	All Railroad expenses for providing flagmen for the temporary crossing will be reimbursed by the Department. If the Contractor calls for flagmen and, through no fault of the Department or the Railroad, the flagmen are not needed, payment shall be deducted from monies due the Contractor. Other flagging, required by the Contractor’s operation, shall be paid for by the Contractor.

c.	Vehicles and other construction equipment shall not be operated or parked closer than 6 meters from centerline of any track without railroad flag protection provided in accordance with Item a. above.

d.	The Contractor shall coordinate with the Field Representative information on the time of arrival of all trains and shall entirely stop any of the operations which might be or cause a hazard to the safe passage of the train past the site of the work from 10 minutes before the expected arrival of the train until the train has passed.

7.	Train Delays.

a.	All work on Railroad property shall be conducted in such a manner as to prevent delays to trains or other rail traffic operated by the Railroad.

b.	The Contractor is advised that at present the following schedule of work/train activity is planned by the Alaska Railroad.  The Contractor will be expected to work around scheduled train traffic and avoid delaying any trains.  The ARRC will work with the Contractor to identify work opportunities on a forecasted basis.  The ARRC will provide a weekly forecast of train traffic and the ARRC flagman will provide daily updates of anticipated train traffic.  Under no circumstances will the ARRC be liable in any way for delays to the Contractor’s work created by any changes or deviations from anticipated train schedules.

ANTICIPATED WORK WINDOWS DURING CONSTRUCTION

1)	ARRC Track Maintenance Work Window

Section and summer work crews may need into the work area to perform routine track maintenance work and scheduled summer major track replacement work.  The routine track work is performed as necessary for the safe passage of trains.

2)	Summer Season - Through September 12, 1999 and May 13- September 16, 2000

Passenger trains can be expected to pass through the job site 4 times per day, seven days per week between 8 AM and 8 PM.  Freight train traffic is expected to occur approximately 10 times per week at irregular hours.

3)	Winter Season - Sept. 13, 1999 through May 12, 2000

Freight train traffic can be expected up to 10 times per week at irregular hours.

c.	Should any of the Contractor’s or subcontractor’s actions or activities cause delays to trains or other rail or water traffic, the agreed amount of liquidated damages shall be at the following rates and shall be collected from the Contractor:

| Passenger Trains | $50 per minute for each delay. $3,000 minimum charge. |
| --- | --- |
| All other trains and rail traffic | $50 per minute for each delay over five minutes. $1,500 minimum charge. |
| Rail barges, train-ships or other connecting carrier vessels | No charge for delays of an hour or less. $1,000 per hour for each hour or any part of an hour thereafter, with a minimum charge of $6,000. |

d.	Delay time will be taken from the train sheet in the Railroad Dispatcher’s Office, in Anchorage, (265-2649) for all delays and such train sheet shall be the official document by which the length of time a train is delayed will be determined. If another crew is needed to relieve the original crew, the charge shall also apply to the second crew. If such delay causes a water carrier to miss a sailing, the liquidated damage computation of time covering the period of time to the next possible sailing time shall be in addition to the length of time determined by said train sheet.

8.	Protection of Railroad Communication Lines.

a.	All work on Railroad Property shall be conducted in such a manner as to protect the Railroad’s communications facilities at all times from outages resulting directly or indirectly from the Contractor’s or his subcontractor’s operations.

b.	Should any of the Contractor’s, or his subcontractor’s operations cause outages to said communications facilities, the agreed amount of liquidated damages shall be at the following rates and shall be collected from the Contractor:

| Open wire communication circuits | $1.00 per minute per circuit |
| --- | --- |
| Communication cable | $5.00 per minute per cable |

c.	A minimum charge of $250 will be made for each outage plus the total repair costs. The outage time shall be that as established by the Railroad’s Test Board, Anchorage.

d.	There shall be no equipment worked or excavation within 4.6 meters of any Railroad communication pole guy, anchor, or other communications apparatus unless authorized in advance by the Field Representative.

9.	Railroad Crossings and Haul Routes.

a.	Whenever automatic railroad crossing signals are in the permit area, these signals must remain in operating condition at all times. If, as a result of the Contractor’s activities on the facility, the signals become inoperable the crossing shall be continuously protected in accordance with Subsection 107-1.08.6. until the signals are again operable.

b.	A temporary road crossing permit has been obtained by the Department for the Contractor’s operation. Their location and times of use shall be coordinated by the Contractor with the Field Representative.

The temporary crossing will be constructed by the Contractor and coordinated with the Alaska Railroad. The Contractor shall notify the Alaska Railroad, in writing, at least two weeks in advance of need, of the date and exact location for the temporary crossing. Upon completion of the work, the temporary railroad crossing will be removed by the Contractor.

c.	The flange ways of all road crossings used by the Contractor or subcontractor as haul routes or temporary road crossings shall be kept clean and free of gravel at all times and shall otherwise be maintained to the satisfaction of the Field Representative.

d.	All haul routes and access roads within the Railroad property shall be reviewed and approved by the Field Representative. Operations on these routes may be suspended in accordance with Subsection 107-1.08.6,c.

10.	Underground Facilities.

a.	All underground utilities, including culverts, pipelines and underground power and communication lines, on Railroad property shall conform to the current American Railroad Engineering Association (AREA) Specifications.

b.	Unless another method is authorized in advance by the Field Representative, all underground facilities shall be installed under tracks and roads by boring, jacking or tunneling. The proposed plan for boring, jacking or tunneling shall be approved by the Field Representative prior to commencing the operation. All boring, jacking or tunneling headings shall be continuously protected against any loss of ground material by shoring and/or cribbing as necessary.

c.	Boring, jacking and tunneling shall be done under Railroad tracks only when Railroad flag protection is provided in accordance with Subsection 107-1.08.6.

11.	Open Trenching.

a.	Only when authorized in advance and in writing by the Field Representative shall any portion of the track be removed to allow trenching for installation of the facility.

b.	If allowed to open trench, the track may be removed from service only at the time authorized by the Field Representative and shall be restored to service within the time period specified. Should the track not be restored to service within the time period specified, the agreed amount of liquidated damages shall be at the rate specified in the written authorization allowing the open trenching or the liquidated damages in accordance with Subsection 107-1.08.7., whichever is greater, and shall be collected from the Contractor.

c.	All work on track materials shall be accomplished by the Railroad.

d.	Only that portion of the track structure necessary to excavate, stockpile and install the facility shall be removed. All track material removed shall be handled, stockpiled, and relaid in a manner as to avoid damage. Any material which is damaged shall be replaced by the Contractor at his own expense.

e.	The backfill of the trench under the track and in the roadbed prism shall be of the same type of material as taken out, except the top 0.6 meters shall be clean pit run gravel. Backfilling and compaction in the area affecting the roadbed prism shall be in accordance with the requirements of Section 204, Structure Excavation for Conduits and Minor Structures.

f.	The ballast used in replacing the track shall be equal in depth and quality to that which was removed. The track shall be relaid and brought to original grade in accordance with standard Railroad practices.

12.	Excavations.

a.	Unless authorized in advance by the Field Representative, the top of any excavation shall not be within 6 meters of center line of any track.

b.	No water shall be allowed to stand in open excavations in the track area.

c.	Bridging and shoring shall be adequate to safely carry Railroad traffic.

d.	All open excavations shall be continuously protected by flags, barricades, or watchmen as directed by the Field Representative.

e.	No excavation shall be left open more than three days, unless authorized by the Field Representative.

f.	The Railroad embankment, and cut slopes, shall not be disturbed any more than necessary to accommodate the construction and shall be left in a stabilized condition.

g.	Railroad ditches, culverts and roadways shall be kept clean and free of rock, gravel, construction debris and equipment at all times.

h.	When blasting rock above and adjacent to the tracks, the rail shall be protected with mats on plates during blasting operations.  All clean up work shall e completed in a manner that avoids damage to rails and track components.  Any damage resulting from blasting operations or cleanup shall be repaired at the Contractors expense.  Any additional, delay to train traffic will be subject to liquidated damages in accordance with subsection 107-1.09.6

13.	Use of Explosives.

a.	The use of explosives shall be accomplished in compliance with all applicable Federal, State and local laws and ordinances regarding the same.

b.	No blasting of any kind will be permitted unless the Contractor thoroughly safeguards the movement of trains and other rail traffic and personnel in the area where such blasting is being conducted. Before blasting, Railroad flag protection in accordance with Subsection 107-1.08.6, shall be provided on each side of the blast area by the Contractor. This flag protection shall not be removed until the track is inspected for damage from the blast.

c.	The Contractor will notify the Railroad Chief Engineer or Field Representative and the Engineer of the exact time of each blast at least two hours prior to a blast.

14.	Snow Removal.

a.	Snow removal operations shall be conducted in such a manner as to not place snow (1) upon the tracks of the Railroad, (2) where it interferes with the normal operation of the automatic crossing signals, or (3) impairs the visibility of either highway or rail traffic at the crossings.

b.	Snow removal operations shall be conducted in accordance with Subsection 107-1.08.6.

15.	Clean-Up.

a.	At all times, all work and activities on the Facility shall be accomplished in such a manner as to keep the Railroad Property in a neat and orderly condition. Upon completion of work, all equipment and unused materials shall be removed and the Railroad property shall be left in a neat and clean condition satisfactory to the Field Representative.

b.	Should the Contractor or subcontractor fail to comply with this Subsection, the Railroad may perform the required clean-up. All Railroad costs and expenses for performing this work shall be collected from the Contractor.

17.	Payment Guarantee.

a.	The Department shall withhold 10 percent of the contract price or $10,000, whichever is smaller, from the final payment to apply against damages or other direct costs which may be assessed by the Railroad as a result of the Contractor’s operations.

b.	The amount withheld above shall not be released until after the Department has received a written statement from the Chief Engineer agreeing to release the payment.   (8/4/93)

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE. Delete this subsection in its entirety and substitute the following:

The Contractor shall be responsible for and shall protect from disturbance all land monuments and property marks until the Engineer has approved the witnessing or otherwise referenced their location and shall not move them without approval.

The Contractor shall be responsible for all damage or injury to property of any character, resulting from any act, omission, neglect, or misconduct in his manner or method of executing the work, or at any time due to defective work or materials, during the prosecution of the work, and said responsibility will not be released until the project shall have been completed and accepted.

When or where any direct or indirect damage or injury is done to public or private property by or on account of any act, omission, neglect or misconduct in the execution of the work, or in consequence of the non-execution thereof by the Contractor, he shall restore, at his own expense, such property to a condition similar or equal to that existing before such damage or injury, all in an acceptable manner.

The Contractor shall conduct work in a manner that minimizes disturbance to and protects natural resources in compliance with all Federal, State, and local laws and regulations. When working near designated wetlands, as defined by the Corps of Engineers 1987 Manual, the Contractor shall place no fill, nor operate equipment outside the permitted slope limits. When working in or near designated fish streams, as defined by AS 16.05.840 and .870, the Contractor shall not place fill or dredge material, nor operate equipment within or on the banks of the stream (including fording) except as permitted by the Fish Habitat Permit issued for the project. Refueling and servicing of equipment shall not be performed within 100 feet (30 m) of wetlands and/or other water bodies.

The Contractor shall not excavate, nor use for fill, any material at any site suspected of or found to contain hazardous materials or petroleum fuels. The Contractor shall not stockpile, nor dispose of, any material at any site suspected of or found to contain hazardous materials or petroleum. The Contractor shall report immediately to the Engineer any known or suspected hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project. The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery. Hazardous materials include, but are not limited to petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.

The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, staging activities, equipment or material storage, or for any other purposes unless permitted by the Contract or unless all permits and clearances necessary for such work have been obtained by the Contractor as detailed in Section 107-1.02.

All debris, trash, and other solid waste from project construction shall be removed from the area as soon as possible and in accordance with the Department of Environmental Conservation Solid Waste Program.

(2/18/99)R239

If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624.

(7/8/98)R7M Revised (3/16/99)

107-1.16 CONTRACTOR’S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES. Delete items 1. through 3. under the fourth paragraph and substitute the following:

1.	When the utility is shown on the Plans or other contract documents.

2.	When the utility has been field located by the owner or operator.

3.	When a proper or timely field locate request was not made by the Contractor.

Add the following: All work undertaken near energized high voltage overhead electrical lines or conductors shall conform to AS 18.60.670, AS18.60.675, and AS18.60.680.

(2/18/99)R240

107-1.21 PERMITS. Add the following subsection: The following permits have been received on the Contractor’s behalf by the Department:

1.	Department of the Army, Corps of Engineers Nationwide Permit No. 23 dated July 28, 1999.

2.	Department of Fish and Game Title 16 Permit No. FG 99-0528 and FG 99-0529 both dated August 11, 1999.

The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge stormwater from the construction site. Requirements for this permit are given under Section 641, Erosion and Pollution Control.

The permits obtained by the Department are attached to these specifications as Appendix A. The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications. It is the Contractor’s responsibility to abide by the stipulations contained in each permit. If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer. The Engineer will then decide if a permit modification is necessary. The Engineer will have copies of the permits posted in the project office.

It is the Contractor’s responsibility to obtain all permits required for actions not permitted previously by ADOT&PF. The Contractor is responsible for complying with all permit stipulations, conditions and/or terms. Agencies to contact for

permit information may include, but is not limited to, the U.S. Army Corps of Engineers, the Environmental Protection Agency, the U.S. Fish and Wildlife Service, the Alaska Department of Fish and Game, the Alaska Department of Environmental Conservation, the Alaska Department of Natural Resources, and local or regional governments. The Contractor shall provide timely notification of such actions and permit acquisitions as may be required by federal, state, regional, and local authorities. The Contractor shall provide copies of all permits, and applicable Federal and State notifications to the Project Engineer.

(5/23/96)R9AM

### SECTION 108

# PROSECUTION AND PROGRESS

##### Special Provisions

108-1.01 SUBLETTING OF CONTRACT. Delete numbered item 1. in the second paragraph and substitute the following:

1.	Alaska Commercial Driver’s License, with the appropriate endorsements for the class of vehicle to be operated.

###### Delete the next to last paragraph in this sub-section on page 38.

(11/6/95)R207M

108-1.03 PROSECUTION AND PROGRESS. Delete Items 5.and 7, of the first paragraph and substitute the following:

5.	A draft Storm Water Pollution Prevention Plan, Hazardous Material Control Plan, Notice of Intent, and activities description, as required under Section 641.

7.	A letter designating the EEO Officer and the DBE Officer and those persons’ responsibilities and authority.

(2/18/99)R160

Add the following: The construction of this project shall be planned and recorded with a Critical Path Method (CPM) schedule. The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

1.	Preparation of CPM Schedule. At the preconstruction conference, the Contractor shall submit for the Engineer’s approval, a detailed initial CPM schedule. The schedule shall meet the requirements set forth below.

The construction time, for the entire project shall not exceed the specified contract time.

Following the Engineer’s review, if revisions to the proposed CPM schedule are required, the Contractor shall do so promptly. The CPM schedule must be finalized within 60 days of the Notice to Proceed.

2.	Schedule Requirements. The CPM schedule shall be presented as a Precedence Diagram Network developed in the activity-on-node format and shall include:

a.	activity description,

b.	activity duration,

c.	resources required for each of the project activities, including:

(1)	labor, showing:

- work days per week

- holidays

- shifts per day

- hours per shift

(2)	equipment, including the number of units of each type of equipment, and

(3)	materials.

The activity-on-node diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer’s approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	60-Day Preliminary Schedule. Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer’s approval of a 60-Day Preliminary Schedule. Schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-Day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates. Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions. The Contractor shall submit a revised CPM schedule within 7 calendar days after this meeting. The revised schedule shall show finish dates of completed activities and updated times for the remaining work, including any addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is shared equally.

In addition to the CPM schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks. This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

Preparation and updating of the CPM schedule and two week work plans will not be paid for directly. Failure to submit the CPM work schedule and two week work plans as specified will result in partial withholding of progress payments in accordance with subsection 109-1.06, Progress Payments.

(12/13/96)R11

108-1.05 CHARACTER OF WORKMEN, METHODS AND EQUIPMENT. Add the following: The Contractor shall provide the Engineer with make, model, year, capacity, watts, and the related information of every piece of powered equipment used on the project. This information shall be updated weekly unless otherwise directed by the Engineer. (6/6/95)R13M

108-1.07 FAILURE TO COMPLETE ON TIME. Add the following after Table 108-1:

The daily charges may be terminated at or following the final inspection, if the Department has determined that the work is substantially complete and is in a condition for safe and convenient use by the traveling public. The work will be considered substantially complete when all necessary signing, striping, guardrail, and other safety appurtenances have been installed. For projects that will not be opened to the traveling public, the work will be considered substantially complete when it is ready for the subsequent project. This shall not be construed as a contractual right and its application will be contingent upon the Contractor’s diligence in completing the remaining items of work.

108-1.09 TERMINATION OF WORK FOR DEPARTMENT’S CONVENIENCE. Delete the second sentence of the fourth paragraph and substitute the following: Payment for partially completed work will be made at actual costs incurred plus a reasonable profit.

Delete the fifth and sixth paragraphs and substitute the following:

After receipt of a Notice of Termination, the Contractor shall submit to the Contracting Officer, his claim for additional costs not covered above or elsewhere in these Specifications. Such claim may include such cost items as reasonable idle equipment time, mobilization efforts, bidding and project investigative costs, overhead expenses directly allocable to the project termination and not covered under work paid for in the preceding paragraph, legal and accounting charges and other expenses reasonably necessary in claim preparation, subcontractor costs not otherwise paid for, actual idle labor costs if work is stopped in advance of termination date, guaranteed payments for private land usage as part of the original Contract, and any other costs for which the Contractor feels reimbursement should be made. The intent of negotiating this claim would be to reach an equitable settlement figure with the Contractor for the actual costs incurred. In no event, however, will loss of anticipated profits or consequential damages be considered as part of any settlement.

For any claim related to operating equipment owned by the Contractor, the Contractor is entitled to recover equipment costs based on the Contractor’s actual costs for ownership and actual operating expenses. For any claim related to idle equipment time for equipment owned by the Contractor, the Contractor is entitled to recover equipment rates based on the Contractor’s internal ownership costs. Recovery for operating equipment or idle equipment time shall not be based on published rental rates. Claims for idle equipment time following termination of the contract are limited to a maximum of 30 days, and may not include any operating expenses. In the case of rented or leased equipment, the Contractor shall recover the lesser of its actual rental costs or fair market rental costs, and the amount paid shall not exceed 30 days rental. (2/18/99)R241

SECTION 109

# MEASUREMENT AND PAYMENT

Special Provisions

109-1.02 MEASUREMENT OF QUANTITIES. After the ninth paragraph, insert the following: The Contractor shall furnish competent scale operators to weigh all materials measured and paid for on a weight basis.

The scale operator shall record to the nearest 50 kilograms the weights of all loads of material on a daily tally sheet. The scale operator shall also make out a weigh slip ticket for each load hauled showing the gross, tare and net weights. The original shall accompany the load and one copy shall be retained until any discrepancies have been resolved at the end of each day.

The scale operator’s daily tally sheet shall also include the following information as applicable to the type of scales used:

1.	Name and number of project,

2.	Contract item number,

3.	Description of source,

4	Date,

5.	Load number,

6.	Truck identification mark,

7.	Time of weighing,

8.	Gross weight of each load,

9.	Tare weights,

10.	Net weights,

11.	Scale operator’s signature, and

12.	Contractor’s certification.

The original daily weight record shall be furnished to the Engineer at the end of each shift.

The Engineer may, at random intervals, designate previously weighed vehicles to be reweighed, in his presence, to verify the weight of the materials being purchased. This will include empty or loaded vehicles as the Engineer may designate.

No direct payment will be made for furnishing scale operators, equipment, and incidentals required. Costs thereof will be subsidiary to bid prices of the material being weighed. (7/26/95)S11M

Standard Modifications

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 1.Labor, delete paragraph f., and substitute the following:

f.	plus 35% of the sum of a, c, d, and e.

Delete item 5. and substitute the following:

- Work by a Subcontractor. The Contractor will receive a 5% markup on the total time and materials work defined in 1 through 4 above which is performed by an approved subcontractor. This markup will be for administrative expenses incurred in connection with the work. No percentage will be paid on work covered under bid items in the original Contract. No percentage over the amount covered above will be paid if the work is done by a sub-subcontractor.  (06/25/99) M71

Special Provisions

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 3, Equipment, change the first sentence to read ...”Rental Rate Blue Book for Construction Equipment”, published by Primedia Information, Inc., 10 Lake Drive, Hightstown, NJ 08520-5397.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.

(2/18/99)R14

109-1.06 PROGRESS PAYMENTS. Add the following: Failure to submit schedules in accordance with subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. This retainage will be released by the Engineer upon receipt of current schedules from the Contractor.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion and Pollution

Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. This retainage will be released by the Engineer upon satisfactory completion of the requirements of the permit. (9/21/92)R137A

109-1.07 PAYMENT FOR MATERIALS ON HAND. Add the following: The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska, at a location acceptable to the Engineer. (9/1/89)R16

Add the following Section:

# SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 23, with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds. The Contractor shall not, nor shall subcontractors or others associated with this contract discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract. The Contractor shall carry out applicable requirements of 49 CFR part 26 in the award and administration of DOT-assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 23, in compliance with the Federal Highway Administration’s DBE Program guidelines and the Department’s federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section shall be considered a material breach of contract. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS36.30.640(4).

120-1.04 DEFINITIONS AND TERMS

1.	Broker. A DBE that arranges for the delivery or provision of creditable materials, supplies, equipment, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

2.	Commercially Useful Function (CUF). The execution of a contract or a distinct element of work or service under a contract by the DBE actually performing, controlling, managing, and supervising the work involved with its own equipment and employees within its certified category. The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the contract.

3.	Disadvantaged Business Enterprise (DBE). A firm certified by the State of Alaska, Department of Transportation and Public Facilities, in accordance with 49

CFR, Part 23, or one granted that status under the Alaska Native Claims Settlement Act, 1991 Amendments and certified by the Department for participation in the Department’s DBE program.

4.	Good Faith Efforts. The affirmative action measures that shall be taken by a contractor to meet the DBE Program objectives and goals for this project.

5.	Manufacturer. A DBE certified in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

6.	Original DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the contract bid schedule before approval of the Revised DBE Utilization Goal.

7.	Regular Dealer. A DBE certified in a supply category that

a.	maintains an in-house inventory on a regular basis of the particular product provided to this project,

b.	keeps an inventory in an amount appropriate for the type of work using that product, and

c.	offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis.

8.	Revised DBE Utilization Goal. The DBE Utilization as submitted by the contractor and approved by the Department for this project on Form 25A325C. The Revised DBE Utilization Goal may be equal to, greater than, or less than the Original DBE Utilization Goal, if approved. Once approved, this Revised goal becomes the minimum required DBE participation during the execution of the contract.

120-2.01 UTILIZATION GOAL. The Original DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total basic bid amount. In order for the work of the DBE to be credited towards meeting the Original DBE Utilization Goal at time

of contract award, the DBE must be certified by the Department in a category covering the CUF to be performed at the time of listing on the “DBE Utilization Report” (Form 25A325C).

A bidder shall demonstrate the ability to meet the Original DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this contract.

120-3.01 DETERMINATION OF COMPLIANCE

1.	Phase I - Bid and Award. In addition to bid submission requirements, the apparent low bidder shall demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of receipt of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the contractor submits less DBE utilization on Form 25A325C than is required to meet the Original DBE Utilization Goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (25A321A) shall be submitted. If accepted by the Department, this lower DBE utilization becomes the Revised DBE Utilization Goal.

If the bidder cannot demonstrate the ability to meet the Original DBE Utilization Goal, failure to document the minimum required Good Faith Efforts will result in the bid being declared nonresponsive.

c.	Where the bidder submits more DBE utilization on Form 25A325C than is required by the Original DBE Utilization Goal, this higher DBE utilization, if accepted by the Department, becomes the Revised DBE Utilization Goal.

2.	Phase II - Construction. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE. Prior written request by the Contractor and approval from the Engineer is required for the replacement of a DBE for any reason. If DBE replacement is approved, the Contractor is obligated to replace the DBE with another DBE for the same work in order to still meet the Revised DBE Utilization Goal. If the Contractor cannot find a replacement DBE, the Contractor shall document the required Good Faith Efforts stipulated in Subsection 120-3.02 for the items of work to have been performed by the replaced DBE in order to have the Revised DBE Utilization Goal reduced.

120-3.02 GOOD FAITH EFFORT. The Contracting Officer will use all of the following criteria to judge if the bidder, who has not met the Original DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract. Failure by the Contractor to perform and document any of the following actions 1-7 constitutes insufficient Good Faith Effort.

1.	Consideration of all subcontractable items. The Contractor shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department prior to bid opening (see Form 25A324).

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification at least 10 calendar days prior to bid opening to all DBEs listed in the Department’s most current DBE Directory certified to perform those work items identified in Form 25A324 of the bidder’s/Contractor’s interest in securing the DBE’s participation in the execution of the work. Each contact with the DBE shall be logged on a “Contact Report” (Form 25A321A).

4.	Request for DBE participation on specific items of work or services. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote shall be deemed non-competitive, provided the DBE and non-DBE quotes are for the exact same work or service. Where the Contractor rejects a DBE quote as being non-competitive under this condition, the work performed and payments received by the non-DBE during the execution of the contract shall be consistent with the non-DBE’s accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about the requirements of the contract regarding the specific item of work or service sought from the DBE.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether or not they were interested in bidding. Documentation of follow-up contacts shall be logged on the “Contact Report” (Form 25A321A).

Items 4. through 7. will be utilized to evaluate any request from the Contractor for a reduction in the Revised DBE Utilization Goal due to the default or decertification of a DBE and the Contractor’s subsequent inability to obtain additional DBE participation.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF). Measurement of attainment of the Revised DBE Utilization Goal shall be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section.

CUF is limited to that of a:

a.	regular dealer,

b.	manufacturer,

c.	broker,

d.	subcontractor,

e.	joint-venture, or

f.	prime contractor.

In order for the CUF work of the DBE to be credited toward the goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE shall be certified in the appropriate category at the time of:

a.	the Engineer’s approval of the DBE subcontract; and

b.	the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

2.	The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

3.	A DBE trucking firm certified and performing work in a transportation/hauling category is restricted within that category to the CUF of a broker. (This does not effect the CUF of that same firm, when performing work as a subcontractor and certified in another category such as embankment or excavation which could include the hauling of materials for that work.)

4.	The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE’s work or provision of goods or services regarding CUF and potential DBE credit.

5.	Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the Revised DBE Utilization Goal.

6.	Should the DBE be decertified between the time of contract award and the time of the Engineer’s subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm shall not be credited toward the Revised DBE Utilization Goal. The Contractor must still meet the Revised DBE Utilization Goal by either:

a.	Withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, items 4-7) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01), or

b.	Continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out and DBEs in an amount to meet the Revised DBE Utilization Goal through either

1)	subcontractor substitution (Subsection 103-1.01),

2)	increasing the participation of other DBEs on the project,

3)	documenting Good Faith Efforts (Subsection 120-3.02, items 4-7),

4)	or by a combination of the above.

7.	The DBE may perform work in categories for which it is not certified, but only work performed in the DBE’s certified category meeting the CUF criteria may be credited toward the Revised DBE Utilization Goal.

- The Engineer shall consider the following criteria when determining what CUF is being performed by the DBE:

a.	The work performed shall be necessary and useful work required for the execution of the contract.

b.	The scope of work shall be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

c.	The work shall be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE, with the exception allowed under (d) below. Either the DBE owner or an on-site DBE representative, DBE superintendent, or DBE foreman shall be responsible for the work at the site. All such DBE representatives must be designated as a key employee in the DBE’s certification records with the Department prior to DBE subcontract award.

d.	The DBE shall use their own employees and equipment for the execution of the work. An exception to this requirement may be permitted where the DBE must perform a specialty task or where the work is in a remote area. In such instance, the DBE may temporarily augment its project workforce with another contractor’s equipment and employees (not to include supervision) in order to perform the work, if the Department considers this normal practice performed by non-DBE contractors, within the Alaskan construction industry.

On any project, this practice shall not involve more than 33.3% of the DBE’s subcontract value. Also, the Contractor shall submit a request in writing from the DBE and secure the Department’s approval for such arrangement prior to commencement of the DBE’s subcontract work involved. Exclusive of this arrangement, the DBE’s project work force shall be regular DBE employees.

In all instances, the DBE shall be responsible for its payroll and labor compliance requirements concerning all workers under its control. DBE leases and payments for equipment must be documented; Contractor withholding or retainage for DBE labor and equipment usage is not permissible. Two-party checks to individuals are not permissible.

e.	The manner in which the work is sublet or performed shall conform to standard, statewide industry practice within Alaska, as defined by the Department. The work or provision of goods or services shall have a market outside of the DBE program (must be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed a superfluous step in the contracting or purchasing process and no DBE credit will be allowed.

There shall be no DBE credit for lower-tier non-DBE subcontract work, unless the Department defines this lower-tier subcontracting as standard, statewide industry practice within Alaska.

f.	The cost of the goods and services shall be reasonable and competitive with the cost of these goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor’s operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

g.	All subcontract work, with the exception of truck hauling, shall be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE shall control all business administration, accounting, billing, and payment transactions (this requirement does not preclude the two-party check allowance described under i., below). The prime contractor shall not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

i.	Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE.

Two-party checks may be issued by the Contractor on an occasional basis to the DBE and another business for work or services performed under the contract; however, the Engineer shall be notified in writing in advance. DBE credit will not be given for these two-party payments, if issued on a routine basis or issued to an extent greater than that offered by the prime to non-DBEs on the project.

j.	A DBE trucking firm certified and performing work in the transportation/hauling category shall have a supervisor on-site at all times in charge of the dispatching of trucks and the hauling of materials before any DBE credit may be credited. The DBE

supervisor must be regularly employed by the DBE and designated as a key employee in the DBE’s certification records with the Department prior to prime contract award.

9.	The Contractor shall provide proof (canceled checks or bank statements that identify payor, payee, and amount of transfer) of the actual monies paid for the qualifying work, goods and services provided by DBEs.

10.	If the quantity of work of a bid item which involves a DBE is reduced by the Department, the Original and Revised DBE Utilization Goals on Form 25A325C are reduced proportionately.

120-3.04 DEFAULT OF DBE. In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default. The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the Revised DBE Utilization Goal if, in the opinion of the Engineer, both of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with items 4 through 7 of Subsection 120-3.02 GOOD FAITH EFFORT for the defaulted work.

The Revised DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE’s work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor shall be entitled to count toward the Revised DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	Credit for work performed by a DBE prime contractor is 100%, not to exceed the Original DBE Utilization Goal.

2.	Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials.

3.	Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

4.	Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

5.	Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the procurement contract for the creditable item.

6.	Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the hauling subcontract.

7.	Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or a subcontractor) may not exceed the percent of the DBE’s participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner shall be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Meeting the Revised DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, retainage may be withheld from progress payments. The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive or potential disincentive.

If the Contractor fails to meet the Revised DBE Utilization Goal, payments will be reduced as a disincentive. The amount of the disincentive shall be equal to 50% of the difference between the Revised DBE Utilization Goal expressed in dollars and the total creditable DBE participation as determined by the Engineer.

If and only after the Original DBE Utilization Goal established on Form 25A325C in terms of dollars has been met, the Contractor may be eligible for an incentive payment based upon the following calculation:

10% of the total dollar amount of CUF work performed by DBE subcontractors not needed in the calculation to meet the Original DBE Utilization Goal; except that the total incentive paid to the Contractor will not exceed 2% of the total basic bid amount at time of original contract award or $100,000, whichever is less.

Payment of the incentive will be made on the final estimate. The disincentive will be withheld in the form of retainage during the course of the project. If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the Department within 30 days of being billed for the amount due.

A Change Order is not required for DBE Adjustment. The Notice To Proceed shall constitute the notice required to initiate DBE Adjustment.

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(6/6/94)S33

# SECTION 201

# CLEARING AND GRUBBING

# 201-2.01 GENERAL. Add the following:  After the roadway clearing limits have been identified in the area from MP 14.8 to the E.O.P. the Contractor shall contact the United States Forest Service Chugach Forest, Bill Schuster at (907) 224-4113 prior to cutting timber.   The Contractor shall allow the USFS two weeks to complete inventory of the timber.  The timber obtained off this portion of the project will need to be tagged by USFS personal prior to leaving the project site.  Those logs are prohibited from export.

# SECTION 202

# REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-2.02 REMOVAL OF BRIDGES, CULVERTS AND OTHER DRAINAGE STRUCTURES. Add the following: This work includes removing and disposing of the following elements of the existing Grouse Creek Bridge No. 741:

1.	cast in place concrete wingwalls (west side)

2.	bridge rail,

3.	miscellaneous hardware.

The existing bridge is a two lane, 7.0 meters long, 9.3 meters wide, 6.7 span, cast in place concrete deck.

The use of explosives to remove portions of the existing bridge is not prohibited, provided that the Contractor shall be responsible for repairing any resulting damage to those portions of the structure that are to remain in place to the satisfaction of the Engineer and at no additional cost to the State, and provided that debris or other material from blasting operations does not damage fish or fish habitat or endanger the public.  Blasting operations shall also conform to the stipulations and time frames specified in the Alaska Department of Fish and Game Draft Blasting Standards dated February 15,1991 found in Appendix A.

On structural steel which is to be reused, concrete shall be removed to bare metal over at least 50 percent of the contact surface, and shall be removed to within 5 mm of the steel surface elsewhere. Any concrete which does not adhere tightly to the steel shall be removed. In areas where studs or cover plates are to be welded, concrete and other deleterious matter shall be totally removed from the steel surface.

Where new concrete is to be cast against surfaces of existing backwalls or wingwalls, the existing surfaces shall be roughened to expose coarse aggregate.

R108M

202-2.04 REMOVAL OF PAVEMENT, SIDEWALKS, CURBS, ETC. Add the following: Asphalt pavement removed from the existing highway shall be used in Item 301(1) Crushed Aggregate Base Course and/or Item 306(1) Asphalt Treated Base Course and be incorporated into the project.

For disposal of waste asphalt pavement, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt. A DEC permitting officer in Anchorage may be contacted at 269-7590. (10/17/96)R84aM

202-2.05 PAVEMENT PLANING. Add the following Subsection: The Contractor shall remove existing asphalt concrete pavement (the existing depth varies 50 to 100 mm) by cold planing at locations shown on the plans. Asphalt pavement removed by this operation shall be incorporated into Item 301(1) Crushed Aggregate Base Course and /or Item 306(1) Asphalt Treated Base Course. The process shall be regulated to pulverize the existing pavement so that 100 percent by weight of the material passes the 37.5mm sieve and that 95-100 percent by weight of the material passes the 25mm sieve.  Stockpiling and rehandling may be required.

The Contractor shall not allow traffic to travel on surfaces that have an abrupt longitudinal planed edge greater than 50 millimeters. In the event that it is necessary to route traffic across such edges, an asphalt concrete transition 0.6 meters in width shall be placed adjacent to the edge and to all gutters.

A tolerance of 3 millimeters shall be maintained by the planer between adjacent passes.

The planing machine shall be specifically designed for the removal of bituminous pavement without the addition of heat. The cutting drum shall be a minimum of 1.5 meters wide and shall be equipped with cutting teeth placed in a variable lacing pattern to produce the desired finish.

The planing machine shall have the following capabilities:

1.	operating speeds from 0 to 12 meters per minute,

2.	self propelled,

3.	able to spray water at the cutting drum to minimize dust,

4.	able to remove material next to the gutter,

5.	designed so that the operator can at all times observe the planing operation without leaving the controls,

6.	adjustable as to slope and depth,

7.	longitudinal grade control automatically actuated by the use of a 9-meter ski, and

8.	able to cut up to 76 millimeters without producing fumes or smoke.

The Contractor shall provide a smaller machine to trim areas that are inaccessible to the larger machine at manholes, valve covers, curb returns, and intersections.

202-4.01 BASIS OF PAYMENT. Add the following: Payment for Item 202(1) Removal of Structures and Obstructions will include all labor, equipment and materials necessary to remove and dispose of the bridge rail, portions of abutment and wingwalls and miscellaneous hardware as shown on the plans and as accepted by the Engineer. These bridge elements shall become the property of the Contractor. R108M

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

202(15)	Pavement Planing	Square Meter

(1/13/97)R143M

Asphalt pavement removed by any other methods except pavement planing shall be considered subsidiary to other contract items and no separate payment will be made.

# SECTION 203

# EXCAVATION AND EMBANKMENT

Special Provisions

Add the following subsection:

203-2.07 OVERBURDEN LINE DRILLING. Overburden line drilling shall consist of drilling or otherwise probing for the top of rock surface at the estimated location of the daylight line of the rock excavation.  The information obtained from overburden line drilling can be used to help define the slope limits in cut areas prior to beginning excavation in areas where the depth to rock and therefore the width of excavation is difficult to estimate.

203-3.01 GENERAL.  Add the following: Selected Material, Type A and Type B and Type D is expected to be obtained from the rock excavation.  All such material encountered anywhere in the excavation that meets the requirements of Selected Material, Type A or Selected Type B shall be utilized for construction of Selected Material, Type a or Type B portion of the template.  This may require stockpiling and double handling of material. No additional payment will be made for stockpiling or double handling material for construction of embankments.  Sorting and screening work may be required for embankment, Type D material.

203-3.02 EMBANKMENT CONSTRUCTION. On page 62, delete the first sentence of the fourth paragraph, and substitute the following: Roadway embankments shall be placed in horizontal layers not exceeding 200 mm in thickness measured before compaction. Each layer of classified material shall have its joint offset from the joint below, longitudinally by 300 mm and transversely by 3 m.

Add the following: Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements. Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope of Work. R23M

The rock on this project is of low quality and is expected to breakdown if it is used to support traffic. The Contractor shall protect the top of the rock surface and/ or replace at his expense any material that does not meet specification prior to acceptance of the grade. Acceptance of the grade will be 48 hours prior to being covered by the next layer of material.

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL. Delete the second paragraph and substitute the following: Embankment material, other than Select Material Type D, shall be compacted to not less than 95 percent of the maximum density. Maximum densities will be determined by AASHTO T 180, or ATM T-12. In place field densities will be determined by ATM T-3 or ATM T-11. (1/8/97)R193

Add the following: All embankment within 6 meters of a bridge abutment shall be compacted full width to not less than 100 percent of the maximum density. All material used within this zone shall be graded to pass the 75-millimeter sieve. (5/31/96)R113M

203-3.05  ROCK EXCAVATION.  The following is included in the Scope of Work to be performed by the Contractor.

- Blasting Consultant.  The Contractor shall retain the services of a Blasting Consultant to design and supervise the Blasting Program.  The Blasting Consultant shall have experience and qualifications acceptable to the Engineer and shall be an expert who derives his primary income from providing specialized blasting or blasting/consulting services in the field of rock excavation for highway construction.  The Consultant shall not have been an employee of the Contractor, the explosives manufacturer or the explosives distributor for the five years prior to the award of the contract.

Not later than 5 days prior to the pre-construction conference, the Contractor shall submit the resume of the proposed Blasting Consultant for approval by the Engineer.  The resume shall include a list of at least five highway rock excavation projects for which the Blasting Consultant shall have served as consultant.  The resume shall also include the names and telephone numbers of owners’ representatives with sufficient knowledge of the projects to verify the submitted information.  The Blasting Consultant shall be approved prior to the commencement of any drilling and blasting operations.

2.  Blaster in Charge.  Not later than three weeks prior to the commencement of any drilling and blasting operations, the Contractor shall designate the Blaster in Charge for the project.  The Blaster in Charge must be a person licensed or otherwise authorized under all applicable federal, state and local laws or regulations to possess, transport, store and use explosives of the type to be used on the Project.  The Blaster in Charge shall be an employee or subcontractor of the Contractor and shall be on site during all loading and blasting operations.  The Blaster in Charge shall have responsible charge for safety procedures as set forth below and for maintaining blasting records as set forth below.

- Blasting Program.  Not later than two weeks prior to the commencement of any drilling and blasting operations, the Contractor shall submit to the Engineer for his approval, a tentative Blasting Program for the entire project.  No drilling or blasting shall commence until the Blasting Program is approved by the Engineer.

The Blasting Program shall include the following:

- Description of the overall blasting program, including general sequence of the work and a generalized schedule showing where and when blasting and excavation is expected to be conducted.

- Traffic routes and scheduled closures.

- Blast design details for each cut, rock type and generalized condition indicating hole diameters, spacing, type of explosives and initiators, and delay and firing sequences to be used in the test sections described below.

- Location of explosive storage facilities.

- Description of warning signals and signs and safety procedures.

- Proposed measures for protection of structures, facilities, adjoining work, and sensitive fish and wildlife habitat.

- Number and type of seismographs (if required) proposed for monitoring the blasts.

h.  	Techniques for drilling and loading explosives in wet or water-filled blast hole.

For convenience, the Blasting Program may group together similar cuts with similar rock types, geometry and other characteristics.  The Blasting Program shall be tentative, pending the approval by the Engineer of test blasting conducted as described below.

Prior to commencement of any drilling and blasting operations, a pre-blast conference shall be held at the jobsite with at least the following: representatives of the Contractor, the Blasting Consultant, The Blaster in Charge, and representatives of the Engineer.  The meeting shall include a discussion of the Blasting Program, and viewing of such specific sites as are necessary to familiarize the participants with the details of the Blasting Program.

4.  Blasting Test Sections.  Prior to commencement of full-scale blasting operations, the Contractor shall drill, blast, excavate and scale to final finish surface such short sections of each rock type on the Project as are necessary to determine the appropriate methodology to achieve the desired result.  The Blasting Program shall set the initial methodology for the test sections.  The Blasting Consultant shall determine the Blasting Plan for each full-scale blast after analysis of the results of the test sections.

The controlled blast hole spacing shall initially be set no wider than 750 mm in 75 mm holes or 600 mm in 50 mm holes and may be adjusted to wider or narrower spacing as required by the Engineer following analysis of the results of test blasting.  The Contractor shall not commence work on a test section until the Engineer, following inspection of the previous test section grants approval.  The Engineer shall complete the analysis of each test section within 48 hours of the test section blast.

The characteristics of the blasts and the final surfaces of the test sections shall be analyzed and inspected with respect to such criteria as the Engineer determines necessary.  The Blasting Consultant shall adjust the blasting methods with respect to spacing of holes, loading of holes, sequencing and such other factors as may require adjustment until acceptable methods and an acceptable final product are approved by the Engineer.  Following completion of the test blasting, a final Blasting Program shall be submitted to the Engineer for approval.

If at any time during the progress of the work, the approved methods of blasting and drilling fail to produce the desired result, (a smooth, stable backslope) the Blasting Consultant shall revise the blasting methodology and the Contractor shall undertake such additional test blasting as is necessary to determine the appropriate methods to achieve the desired result.

5.  Blasting Plan.  Not less than five days prior to each blast, the Contractor shall submit a Blasting Plan to the Engineer for approval.  The Blasting Plan shall include the details of the drilling and blasting pattern and the following minimum information:

- Station limits, number of blasts, and time of each blast.

- Plan and section view drawings of each blast indicating hole sizes, hole depths and angles, hole pattern and spacing, expected rock types.

c.  	Drill hole diameters and depths including subdrilling depths.

d.  	Drill steel diameter and bit types.

e.  	Stemming length and type of materials used for stemming.

f.  	Loading details including trade names, types, sizes of explosives.

g.  	Sizes, trade names of primers, initiators and other accessories.

h.  	Proposed initiation and delay sequences of the blast holes.

i.  	Weight of explosives per hole and per delay and powder factors, including weight of explosives per square meter of finished backslope.

j.  	Anticipated peak particle velocities at locations specified by the Engineer.

At any time the Contractor proposes to change the drilling or blasting methods, the Contractor shall submit a revised Blasting Plan for the affected work not later than one week prior to the proposed commencement of the change in the work.

6.  Blasting Records.  A blasting record shall be maintained for each day of blasting work including the following:

a.  	Date of blasting.

b.   	Number of blasts.

c.  	Time of blasts.

d.  	Station limits of the blasts.

e.  	Plan view and section view of each blast with notes indicating free face, burden, spacing, height of lift, holes diameters, stemming depth, hole angles, hole depths, including subdrill depth.

f.  	Notes regarding conditions encountered in the drill holes, including soft or fractured zones, water table, alignment problems.

g. 	Loading diagram indicating types and amounts of explosive, primers, initiators, stemming depth, powder factors, trade names and sizes of explosives, primers and initiators.

h.	Sequence plan of the shot, including surface delay times, and initiator delay times.

i.  	Remarks regarding results of the shot including damage, misfires, fly rock and other unusual results or effects.

j.	The Contractor shall videotape, make high-speed photographs, or collect other print or electronic images of each blast.  The images, photographs, film and videotape shall become part of the Project records.

- Signature of Blaster

7. Access for Inspections.  The Contractor shall at all times provide access to the excavated rock surfaces for inspections by the Engineer or designated representatives, unless dangerous conditions prevent such access.  The Contractor shall provide such labor and equipment as are required by the Engineer to achieve access to the rock surfaces.  Inspections will be conducted within 48 hours following each blast.

8.  Controlled Blasting. Controlled blasting techniques shall be used to produce a stable cut face sheared along the designed neat excavation line.

a.  	All rock cuts over 3 m in height shall be excavated using controlled blasting methods to protect the backslope.  Controlled blasting holes shall be closely spaced holes drilled along the plane of the final design slope. Controlled blasting shall consist of either preshear blasting or cushion blasting.  Where the total burden is greater than 8 m, preshear blasting shall be used.  Where the total burden is less than 8 m, cushion blasting may be used.

b.  	Explosives in the preshear holes shall be detonated before the production hole charges are detonated.  Explosives in cushion blasting holes shall be detonated after the production hole charges are detonated.

c.  	Controlled blasting holes shall be 63 mm to 75 mm in diameter. Controlled blasting holes shall be no more than 12 m in depth, unless the Contractor demonstrates that deeper holes can be drilled while maintaining specified tolerances and achieving the desired result.  Optimum spacing for the holes shall be determined for each rock type and condition during the test blasting.

d.  	Benches shall not be permitted in finished rock back slopes unless approved by the Engineer.  When more than one lift is required in a cut, an offset may be permitted for drilling equipment clearances.  The maximum offset shall be 600 mm for slopes between vertical and 63 degrees and 900 mm for slopes with angles flatter than 63 degrees.  In order to accommodate the necessary offsets and maintain the desired slope angle in multiple lift cuts, the controlled blast holes for the upper lift(s) shall be set back from the design slope so that the controlled blast holes for the lowest lift are on the designed neat excavation line.

e. 	Controlled blasting holes shall be lightly loaded with explosives designed for the purpose and no larger than one half the diameter of the hole.  The explosives shall be evenly distributed throughout the plane of the final slope.  All controlled blasting holes shall be loaded.  ANFO shall not be used in controlled blasting holes.  Controlled blast holes shall be stemmed from the top charge to the collar of the drill hole with dry sand or angular granular material passing the 9.5 mm sieve size.

f.  	There shall be no unloaded holes in the controlled blast line.

g.  	Controlled blasting holes shall be drilled to tolerances of plus or minus 75 mm at the collar and plus or minus 230 mm along the length of the hole.

h. 	Basis of Payment for controlled blasting will be lineal foot of drillhole.  Quantities shown on the plans are based on 750-mm hole spacing.  Actual quantities will depend on field conditions and adjustments made pursuant to test blasting.  Holes with misalignment in excess of 230 mm shall not be measured for payment.

9.  Production Blasting.  The Contractor shall use such materials and methods as are necessary to fragment and loosen the rock inside the design excavation limits, while leaving a smooth, stable back slope using the controlled blasting methods discussed above.  The Contractor shall use appropriately designed delay sequences and allowable charge weights per delay to minimize ground vibrations and prevent damage to buildings, structures, utilities, sensitive fish or wildlife habitat and other facilities.

a. 	All loose rock, overhanging trees and other loose objects or dangerous conditions in or in close proximity to the cut slope area shall be removed or rendered safe prior to blasting.  All such material loosened or conditions aggravated by blasting operations shall be removed or stabilized as an integral part of excavation and scaling operations.  No further drilling or blasting work shall be allowed until the Engineer approves the resolution of such conditions.

b.  	All overburden shall be stripped before drilling blast holes.

c. 	Production holes shall be located within two hole diameters of the staked location and drilled to the required depth.  If more than 5% of production holes are drilled out of tolerance, the out of tolerance holes shall be filled with crushed stone and redrilled or, if short, shall be redrilled to the proper grade.

d.  	Production holes shall be drilled no closer than 2 m to the controlled blasting line. The last line of production holes (or buffer holes) closest to the controlled blasting line shall be drilled parallel to the controlled blasting line.

e. 	Production holes shall not be greater than 150 mm in diameter, unless approved by the Engineer.

f.  	Production holes shall not be drilled deeper than controlled blast holes.

g.  	Production hole charges shall be detonated in a delay sequence toward the free face, with no more than 227 kg of explosive detonated per delay.

h.  	If the test section blasting or production blasting results in overbreak caused by proximity of production holes to the final face, the Engineer may require buffer holes.  Buffer holes shall be 63 mm to 75 mm in diameter and drilled in one line parallel to, and 1 m from, the controlled blasting line and spaced 1.0 m to 1.5 m from center to center.  Buffer holes shall be loaded to no more than 50% of the

charge that would be used in adjoining production blasting holes.  The buffer hole charges shall be detonated toward the free face on a delay sequence, after the production hole charges are detonated.

i.  	Material remaining more than 200 mm inside neat line rock slopes shall be removed by controlled blasting techniques or other methods approved by the Engineer unless specifically exempted by the Engineer for aesthetic, geological or safety reasons.

j.  	Loose material from rock slope failures or slides shall be removed and disposed of at the contract price for unclassified excavations if the Engineer determines the failure did not occur as a result of the Contractor’s methods.

10.  Use of Explosives.

a.  	All blasting operations, including storage, transporting and handling of explosives and blasting agents shall be conducted in accordance with all local, State and Federal laws and regulations, including the applicable provisions of the Standard Specifications (e.g., Sect. 107-1.10).  Storage plans shall be submitted to the Engineer for approval and shall be approved prior to shipment of any explosive materials to the jobsite.

b. 	To help ensure the accuracy of firing times, all the caps for each cap period shall come from a single lot number.

c.  	Blast holes conditions may range from dry to wet and filled with water.  The Blasting Program shall specify appropriate techniques for any moisture conditions that are encountered.  The Contractor shall use whatever type of explosives and accessories are necessary to achieve the desired result.

11.  Safety.  The Contractor shall be responsible for ensuring safety of the blasting operation.  A safety plan shall be submitted for approval that includes plans for closure of roads, warning signals, notification of affected local, state, and federal agencies.  A safety meeting shall be held prior to commencement of drilling and blasting work to address safety issues with respect to drilling and blasting.  The plan shall set forth methods used to protect life and health, public and private property, new work or existing work on the Project, nearby structures, wetlands, waters and wildlife.

a.  	Warning Signals.  The Contractor shall establish a method of warning all employees on the job site of an impending blast.  The warning signals shall consist of an audible horn or siren signal five minutes prior to the blast and a second signal one minute before the blast.

b.  	Inspection and All Clear Signal.  After the blast, the Blaster shall observe the area of the blast for five minutes to guard against injury or damage due to rockfall. The blaster shall then inspect the blast area to determine that all explosive charges were detonated.  After these inspections, the Blaster shall sound an audible horn or siren as an all-clear signal to alert all personnel that the area is safe for entry.

c.  	Misfires.  If a misfire occurs, the Blaster shall follow appropriate procedures to handle the misfire, including, but not limited to, determining why the misfire occurred; excluding all but essential employees from the blast area; closing nearby roads or facilities; repairing the initiation system; correcting the misfire in a safe manner; or, if unable to solve the problem, calling consultants skilled in correcting misfires.

12.  Unusual Conditions and Methods.   In excavating sliver cuts, pioneering to the top of cuts, preparing working benches, and when unexpected or unusual geological conditions are encountered, the Contractor may find it necessary to use unusual or innovative methods and equipment.  The Contractor may use angle holes, fan drilling and non-standard loading and spacing and other means to obtain the desired results of a stable rock slope.  The methods used in these situations shall be set forth in the Blasting Program and Blasting Plans and shall be subject to approval by the Engineer.

13.  Ditch Line/Subgrade Blasting.  This work shall be accomplished in an operation separate from production blasting.  The work shall consist of drilling, blasting and fracturing rock below the bottom profile of the ditch line and below the bottom of the structural section as directed by the Engineer.  The purpose for this procedure is to construct a free-draining fractured rock zone below the ditch line and the bottom of the structural section.  The holes shall be drilled to two meters below the bottom of the structural section.  Ditch line blasting holes shall be spaced along two staggered rows.  The row to row distance shall be 1.4 meters.  The hole to hole spacing in each line shall be 1.8 meters.  These holes shall be loaded lighter than production holes and shall be stemmed so as to prevent rifling.  If test blasting shows the Contractor can achieve the desired result with different spacing, the Engineer may approve changes to the Blasting Plans.  The Contractor shall excavate test areas as directed by the Engineer to demonstrate the effectiveness of the ditch line/subgrade blasting in producing the desired outcome to the

approval of the Engineer.  Methodology for this item shall be set forth in the Blasting Program and Blasting Plans.  The work shall be paid for by the square meter of surface area for work completed and approved by the Engineer.

14.  Drain Holes.  Drain holes may be necessary to relieve excess water pressure in the rock backslopes.  The Engineer shall determine the location and slope of the drain holes, depending on the conditions encountered in each cut.  Proper spacing and location may be determined by trial drain holes, using various lengths and hole angles.  Minimum hole diameter shall be 75mm and maximum length shall be 12 m.  Drain holes will be sloped to drain, and may be nearly flat or drilled upward at angles up to the limits of the equipment available on the Project.  Drain holes shall be flushed with water upon completion to remove drill cuttings and other loose material.  In severely weathered or broken rock, perforated liner pipes shall be installed as directed by the Engineer.  The work shall be paid for on a linear meter basis for drain holes drilled and approved by the Engineer.

15.  Scaling.  Following completion of each shot and throughout the Contract period, the Contractor shall ensure that rock slopes are stable by removing all loose, hanging, or potentially dangerous rock from the new face and from surrounding existing slopes, as required by the Engineer.

a.  	The scaling shall be accomplished by use of hand tools, hydraulic splitters, machine scaling with excavators, dozers or other equipment, high pressure water spray, light explosive charges and such other methods as approved by the Engineer.

b.  	Scaling for each shot shall be completed as an integral part of the excavation of each lift.  Drilling of the next lift shall not be permitted until scaling is completed, inspected, and approved.

c.  	Additional scaling may be required by the Engineer, following completion of excavation, due to rebound effects, loosening caused by weather or other reasons.

d.  	Scaling shall be incidental to the rock excavation bid price.

16.  Stabilization by Rock Bolts or Rock Dowels.

203-3.08 ROCK STABILIZATION. Add the following subsection:

1.	If used, bearing plates shall be in uniform contact with the rock surface. If the rock face is not perpendicular to the axis of the bolt, or the rock under the bearing plate is not sound, a bearing pad approved by the Engineer shall be constructed so that the bolt is not bent when the tension is applied.

All sections of the bolts and accessories necessary to the function of the bolts shall be fully corrosion protected.

Grouts, epoxies or polyester resins shall be proven, non-shrink materials capable of permanently developing the bond and internal strengths necessary for the tensioning required on this project.

Rock bolts shall be tensioned to 111,200 Netwon minimum. When external nuts are used to transfer this tension to the surface rock, the load shall be held for 10 minutes before tightening the nut. Load/extension measurement will be made during tensioning. When epoxy or polyester resins are used to transfer the tension to the outer rock, the load shall be held sufficiently long to allow hardening of the material. Load/extension measurements shall be made to assure the load is transferred to the rock upon release of the tensioning device.

During tensioning the load shall be held for at least 10 minutes and the extension of the bolt shall not exceed the elastic strain of the bolt by more than 20 percent. If a bolt fails these tests, it shall be replaced or an additional bolt shall be installed in a separate hole.

The hydraulic jack and pressure gauge used for tensioning shall be calibrated by a registered calibration agency a maximum of one month prior to the tensioning operation and a copy of the calibration certificate shall be shown to the Engineer before tensioning begins.

The installation, corrosion protection, and the tensioning shall be carried out according to the manufacturer’s specifications.

2.	Rock Dowels. Rock dowels shall be installed at locations specified by the Engineer in such manner as to provide passive support at the toe of rock blocks which could slide on an inclined surface.

Dowels shall be fabricated from No. 36M steel reinforcing bar.

Minimum hole depth for each dowel shall be 0.5 meters drilled as close to the supported rock as possible.

Dowels shall be grouted the full depth of the drill hole with a grout material approved by the Engineer.

The exposed dowel and the toe area of the rock it supports shall be encased with pneumatically applied or hand packed mortar to provide adequate support and protection from corrosion. Wood packing will not be used.

Add the following subsection:

203-3.09 HORIZONTAL DRAIN HOLES. Drain holes to relieve water conditions in rock backslopes may be required. Minimum hole diameter shall be 75 mm and lengths shall not exceed 12 meters. Location and slope of horizontal drains will depend on conditions encountered and as directed by the Engineer, but will not exceed the limits of the equipment in use on the project for pre-shear or production holes. Holes shall be flushed with water upon completion to remove drill fines.

203-4.01 METHOD OF MEASUREMENT. Add the following: Areas of instability or potential slides ordered removed by the Engineer will be determined by resectioning.

Rock Bolts, Rock Dowels and Horizontal Drains will not be measured for payment.

Overburden Line Drilling will be measured by the meter drilled.  Overburden Line Drilling must be approved in writing by the Engineer and no measurement will be made for drilling not approved prior to the drilling.

203-5.01 BASIS OF PAYMENT. Add the following: All controlled blasting work shall be subsidiary to Item 203(3) Unclassified Excavation.  Use of blasting mats, work to repair and cleanup of Alaska Railroad tracts shall be considered subsidiary to other contract items. Rock Bolts, drains, and dowels will be subsidiary to item 203(11) Rock Slope Stabilization.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

203(11)	Rock Slope Stabilization	Contingent Sum

203(12)	Horizontal Drain Holes	Meter

203(41)	Overburden Line Drilling	Meter

Use of Rock Bolts and/or Rock Dowels will be instituted on the project by issuance of a directive.  (12/4/95)R24M

SECTION 205

# EXCAVATION, BACKFILL AND

# FOUNDATION FILL FOR STRUCTURES

Special Provisions

205-4.01 METHOD OF MEASUREMENT. Replace this subsection with the following: Excavation, foundation fill, slope protection used in the temporary or permanent construction of the project shall not be measured.

205-5.01 BASIS OF PAYMENT.  Replace this subsection with the following: Excavation, foundation fill, slope protection used in the temporary or permanent construction of the project is subsidiary to the installation of Item 501(1) Class A Concrete.

Add the following Section:

SECTION 241

RAILROAD BALLAST

Special Provisions

241-1.01 DESCRIPTION. This work consists of furnishing, placing, tamping and shaping railroad ballast on previously prepared subgrade and skeleton trackwork and turnouts in conformance with the lines, grades and thicknesses shown on the plans.

241-1.02 DEFINITIONS.

1.	AREA and AREMA. American Railway Engineering Association the successor organization American Railway Engineering and Maintenance Association.

2.	ARRC. Alaska Railroad Corporation.

241-2.01 MATERIALS. The ballast shall be crushed shot rock or crushed pit-run rock, composed of hard strong and durable particles, free from injurious amounts of deleterious substances and conforming to the following test standards:

TEST				TEST PROCEDURE	TEST STANDARD

Gradation Tests:

Sampling Aggregates			ASTM D75

ASTM C702

Sieves with Square Openings		ASTM E11

## Sieve Analysis				ASTM C136		See table below

Materials Finer Than No. 200		ASTM C117		See table below

Material Quality Tests:

Bulk Specific Gravity			ASTM C127		2.60 min.

Absorption				ASTM C127		1.0 max.

Magnesium Sulfate Soundness	ASTM C88

(Five Cycles)		1.0% max.

Clay Lumps & Friable Particles	ASTM C142		0.5% max.

Flat and/or Elongated Particles	USACE CRD-C119	5.0% max.

Degradation (LA Abrasion)		ASTM C535		30 max.

Fractured Particles			see description below	75% min.

TYPE 4A BALLAST GRADATIONS

| Sieve Size | ### Percent Passing |
| --- | --- |
| 2-1/2” | 100 |
| 2” | 90-100 |
| 1-1/2” | 60-95 |
| 1” | 10-35 |
| ¾” | 0-10 |
| 3/8” | 0-3 |
| No. 200 | 0-0.3 |

Fractured Particles Test:

A representative sample is obtained and sized using current ASTM methods of Test. From each coarse aggregate fraction representing five percent or more of the submitted sample, split a representative portion into samples of within 10 percent of the weight specified below:

SIEVE		SIEVE			WEIGHT IN LBS.

PASSING	PASSING		+/- 10 PERCENT

2 ½”		2”			13.00

2”		1 ½”			11.70

1 ½”		1”			 4.55

1”		¾”			 1.30

¾”		½”			 0.39

3/8”		No. 4			 0.13

Each sample shall then be separated into fractured and non-fractured particles according to the following criteria:

A fractured particle shall be a particle with three or more fractured faces. Each fractured face on the fractured particle must have a freshly exposed rock surface with a maximum dimension of a least one third the maximum particle dimension or 3/8” whichever is less and a minimum dimension of a least one quarter of the maximum particle dimension. The included angle formed by the intersection of

the average planes of adjoining fractured faces must be less than 12.35 degrees for each of the faces to be considered as a separate fractured face.

Particles which do not meet the above criterion will be classified as non fractured faces.

The fractured particles for each sample will be calculated as a percentage by the following formula:

Fractured Particles = Weight of fractured particles x 100

Original Weight

CONSTRUCTION REQUIREMENTS

241-3.01 GENERAL. The ballast shall be manufactured, handled stockpiled and delivered in such a manner that it is kept clean and free from segregation. stockpiling of ballast will only be allowed over firm stable base areas. In order to minimize segregation, ballast shall be stockpiled in more or less horizontal layers with no dumping over the sides of the stockpile allowed. Travel of construction machinery and other vehicles over the top of the stockpile shall be kept to a minimum. Ballast dumped on subgrade prior to track or turnout construction shall be kept free from material tracked in by construction equipment. Ballast dumped on skeleton track and turnouts shall be distributed uniformly during the dumping operation to minimize the carrying or regulating required to provide the designed ballast section.

241-3.02 BALLAST HANDLING. Ballast shall be kept clean and free from segregation during handling and placing operations. Contractor shall submit his plan for handling and placing ballast. This plan shall include source, type of equipment to be used, location of stockpiles, and method of distribution.

241-3.03 PLACEMENT OF INITIAL BALLAST. An initial layer or layers of ballast may be uniformly distributed over the finished subgrade and compacted before tie distribution at the option of the Contractor. The initial layer of ballast shall be limited to a total compacted depth that will establish the track surface at least 50 mm below final grade. Subgrade fouled or disturbed by Contractor’s operations shall be repaired by Contractor at no additional cost to State.

1.	Each lift of ballast within the initial layers shall be uniformly spread and compacted with not less than two passes of a vibratory compactor with the following characteristics:

Gross weight		2270 kilograms minimum

Drum width		1450-mm minimum

Drum diameter	1050-mm minimum

Each compacted lift within the initial layers shall not exceed a depth of 100 mm.

2.	The vibratory compactor shall have a weight of not less than 2270 kilograms and shall be capable of applying a dynamic load of not less than 8155 kilograms at a frequency between 1,100 to 2,000 vibrations per minute. The compacting equipment selected by Contractor shall be subject to inspection and acceptance by Engineer.

241-3.04 PLACEMENT AND COMPACTION OF FINAL BALLAST. Ballast placed after track structure is installed shall be placed with equipment that will not damage the cross ties or the spiking and anchoring holding capacity.

1.	Vibratory squeeze-type tampers shall be used to compact ballast after final vertical track alignment has been achieved. Tools shall be maintained to manufacturer’s specifications. Ballast shall be packed tightly under and around the tie from a point 450 mm inside each rail on both sides of the tie to the ends of the tie. Ballast around the center of the tie between the above limits shall not be compacted.

2.	Contractor shall prepare for Engineer’s review and approval a detailed tamping procedure specification covering tamping equipment methods. The specification shall include a complete description of equipment to be used and variables that can be adjusted such as:

A.	Number of insertions of tamping tools per tie.

B.	Number of passes of tamping machine.

C.	Depth of penetration.

After tamping in complete, ballast shall be regulated to the design ballast section and all ballast removed from the top on cross ties, tie plates and base of rail. Contractor shall prepare for Engineer’s review and approval a detailed raising, aligning, tamping and regulating procedure.

241-4.01 METHOD OF MEASUREMENT. Ballast will be measured by the megagram in accordance with Section 109. No payment will be made for ballast material that is outside the design lines, grades and section envelope.

241-5.01 BASIS OF PAYMENT. The accepted quantity will be paid for at the contract unit price, per megagram for the pay item shown in the bid schedule, complete in place.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

241(1)		Railroad Ballast	Megagram

241-6.01 TESTING AND INSPECTION. Contractor shall engage the service of a qualified Professional Engineer registered in the State of Alaska to oversee performance of the referenced test n the rock source and the processed ballast. All sampling and testing shall be done either by the Professional Engineer himself or by a qualified and experienced technician working under the direction of the Professional Engineer. Samples of processed ballast shall be taken directly off belt to minimize segregation and contamination. Material quality tests shall be done by testing laboratory which is selected by the Contractor and approved by the ARRC.

The frequency of tests shall be as follows:

1.	Pre-Manufacturing Tests: Prior to production of ballast, the Contractor shall submit whole and crushed samples of the proposed source rock along with test reports that verify that they conform to the Specifications.

2.	Start-up Manufacturing Test: When ballast manufacturing begins another full battery of tests shall be run to verify that the ballast manufactured conforms to the specifications.

3.	Periodic Full Testing: Whenever the nature of the source rock changes significantly, such that conformance it specifications is in doubt, above tests shall be redone as appropriate to verify conformance and the results submitted for approval.

4.	Periodic Gradation Testing: The gradation tests and visual monitoring of degree of fracture shall be performed during manufacturing on every 1,000 cubic yards of ballast that is produced, but at least daily. A complete fractured particle test shall be run on every 5,000 cubic yards of ballast manufactured.

All test reports shall be submitted to the State for approval. The Professional Engineer shall verify that all test reports are accurate and shall indicate whether or not they conform to these specifications. Any tests that fail to conform shall be brought to the immediate attention of the State’s Project Manager and immediate steps shall be taken to bring manufacturing into conformance.

Add the following Section:

SECTION 242

TRACKWORK

Special Provisions

242-1.01 DESCRIPTION. This work consists of furnishing and constructing skeleton track to the alignment shown on the plans. The track shall be built with adjustments in jointing and anchoring the rail for temperature changes prior to placement of ballast.

242-1.02 DEFINITIONS.

1.	AREA and AREMA. American Railway Engineering Association the successor organization American Railway Engineering and Maintenance Association.

2.	ARRC. Alaska Railroad Corporation.

242-2.01 MATERIALS. The Contractor shall purchase and deliver all track material to construct skeleton track. The material shall conform to the current AREA/AREMA “Manual for Railway Engineering” and as detailed in this specification.

1.	New Standard Carbon Rail: Rail shall 115# RE Rail Section and conform to the latest revision of the AREA/AREMA Manual, Chapter 4, Rail Specifications for steel rail and the ARRC Standard Plan 3.1. Rail shall be drilled at both ends. Rail shall be 23-24 meter length. Per AREA/AREMA Chapter 4, Par 2, Provision 11.2, rails shorter than 23 meter in length will not be accepted.

2.	New High Strength Rail: Rail shall 115# RE Rail Section and have a Brinell Hardness range of 341-388. Rail may be either head hardened or fully heat treated and conform to the latest revision of the AREA/AREMA Manual, Chapter 4, Rail Specifications for steel rail and the ARRC Standard Plan 3.1. Rail shall be drilled at both ends. Rail shall be 23-24 meter length. Per AREA/AREMA Chapter 4, Par 2, Provision 11.2, rails shorter than 23 meters in length will not be accepted.

3.	Track Spikes: Spikes shall be new, 5/8” x 6” prime, high carbon for 115# rail. Spikes shall be manufactured in accordance with AREA/AREMA design 5.2 and ARRC Plan 8.1. Spikes shall be packaged in 50 lb. boxes.

4.	Rail Anchors: Rail anchors shall be new one piece “Unit IV” for 115# rail as manufactured Unit Rail Anchor or approved equal, drive on type only. Rail

anchors shall be manufactured of oil quenched carbon steel in accordance with AREA/AREMA specification 5.7 for rail anchors. Rail anchors shall be packaged with 50 anchors per bag.

5.	Tie Plates: Tie plates shall be new 7-3/4” x 14”, AREA/AREMA Plan No. 8 for 5-1/2” rail base with A-8 punching in accordance with AREA/AREMA specification 5.1.12. Tie Plates shall have “Ribs” and square hold down holes in accordance with Plan No. 8.

6.	Angle Joint Bars: Angle joint bars shall be new 36” headfree, standard toeless, 6 holes for 115# rail with hole spacing to fit rail drilling per ARRC plan 5.12. Joint bars shall be quenched or medium carbon steel, rolled steel only, heat #16. Hole diameter shall be 1-1/8”.

7.	Track Bolts, Nuts & Washers: Bolts and nuts shall be new and manufactured in accordance with AREA/AREMA Section 4.1.15. Bolts shall be of the appropriate size for the bolt hole of the rail and bar and sufficient length for a full nut, lockwasher and 1 ½ threads exposed after tightening, but not to exceed a 1” exposure after tightening. Lockwashers shall be new per ARRC Plan No. 7 and sized for the bolt diameter.

8.	Cross Ties: Cross Ties shall be 7” x 9” x 8’-6” per ARRC Standard Plan 1.13. Cross ties shall be manufactured in accordance with AREA/AREMA Manual for Railway Engineering, Chapter 3; W.C.L.I.B. Grading Rules #17, paragraph 192b; and this specification. Hardwood ties shall be used in all curved track and grade crossings.

- Timber: Cross ties shall be sawn from sound, straight live timber, free from any defect that might impair durability and/or strength. Multiples or combinations will not be accepted. Cross ties shall be cut square at the ends and have all bark that impairs treatablility entirely removed.

b.	Stump Pull: Stump pulls will be graded the same as holes or splits in the end of a tie. Cross ties with a stump pull that goes into the interior more than 5” will be rejected.

c.	Wane: Cross ties shall have a minimum 200 mm face. Minimum face specifications apply to the entire length of the cross tie. All wane shall be free of bark.

d.	Knots: A knot exceeding in diameter one quarter (1/4) of the width of the surface on which it appears will be rejected if it occurs in the rail bearing area. Outside the rail bearing area, knots will be accepted up to a diameter of one third (1/3) of the surface on which they appear. A cluster of knots will be judged as being a large knot in damaging effect. Rail bearing area shall be defined as 20” to 40” from center of tie.

e.	Cross Grain: Any cross tie with cross grain exceeding one in fifteen will be rejected.

f.	Straightness: A cross tie will be considered straight when (1) a straight line along the top from middle of one end to middle of the other end is not closer than 3” from either side of tie, and (2) when a straight line along a side from middle on one end to the middle of the other end is everywhere more than 2 ½” from top or bottom of the tie.

g.	Bark: Any cross tie containing more than a minimal amount of ingrown bark will be rejected.

h.	Saw Kerf: A saw kerf is not required.

i.	Mill of Manufacture Certification: A mill certification is required indicating that inspections have been performed and that the product is in conformance with specifications. The mill certification must also indicate the species of wood. All ties which pass the inspection will be clearly marked and identified as ARRC ties, unmarked ties will not be accepted.

j.	Treatment: All treatment shall meet the specifications of the American Wood Preservers Association Standards Book C6 ant the following guidelines. A treatment report shall be accurately completed for all charges and at a minimum shall contain the following:

i 	Charge number

ii	Date

iii	Wood species and size

iv	Total retort time in hours

v	Conditioning time in hours

vi	Pressing time in hours

vii	Retention in pounds per cubic foot

viii	Average penetration to be shown for oak

ix	Initial air time, if applicable

x	Gauge readings and times

xi	Treating operator’s signature

xii	Seasoned condition (dry or green), if green show moisture content.

xiii	Final Vacuum

xiv	Wright of solution at 100 degrees Fahrenheit

xv	Work tank number and cylinder number

The preservative shall consist of a mixture of 50 percent by volume of creosote oil and 50 percent by volume of residuum oil, 50/50 coal tar

solution may also be used. Final readings shall be entered on the treating report. Treating reports and charts shall become a permanent record maintained by the treating company with open access to ARRC personnel.

- Care of Treated Wood: Extreme care shall be used in handling treated cross ties to avoid damage to the edges of the timbers or breaking through the treated portions and exposing untreated wood. The use of peavies, cant hooks, pickaroons, long hooks or pointed tools shall be such as not to break through the treated portion of the wood. If damage during handling which could potentially impair the longevity of material service life, this material shall then be retreated at the vendor’s expense. All cost associated with retreatment, including oil, shall be the responsibility of the vendor.

l.	Boring: All cross ties shall be bored and adzed in conformance to the ARRC Standard Tie Boring and Adzing Plan 1.13. Adzing may be deleted if vendor will certify that ties furnished will be flat and provide a uniform bearing surface for the tie plates.

m.	Anti-splitting Devices: All hardwood cross ties shall have steel multi-nail anti-splitting end plates in accordance with AREA/AREMA Manual of Railway Engineering, Chapter 3, Section 1.8 titled “Ties and Wood Preservation”, Section 1.9.2.3 titled “Nail Plates”, and Section 1.10.3 titled “Nail Plates”.

n.	Species: Acceptable softwood species are Western Hemlock, Ponderosa Pine and Lodgepole Pine. No other softwood species will be accepted. Acceptable hardwood species are Red Oak, White Oak, Hickory, Black Walnut, Gum, Beech, Ash, White Heart Sycamore, Hackberry and Hard Maple.

CONSTRUCTION REQUIREMENTS

242-3.01 GENERAL. Track construction shall be performed in accordance with the AREA/AREMA Manual for Railway Engineering, ARRC Standards and as specified in this document. Scope of construction includes but is not limited to, unloading and distribution of track material, distribution and spacing of cross ties, laying, bolting and spiking rail, placing rail anchors, raising, aligning and tamping track, and shaping ballast to the design section.

Construction procedures and methods shall be employed that keep the railroad subgrade from becoming rutted or disturbed and any operation that causes damage shall be stopped immediately. Alternate construction methods shall be instituted.

242-3.02 TRACK ALIGNMENT AND GEOMETRY. The track shall be constructed to the alignment and profile indicated, or as adjusted by Engineer, within the tolerances specified. Contractor shall designate right or left rail, while facing in the direction of increasing stationing, to control the grade of all tangent tracks on a contract-wide basis. Contractor shall designate right or left rail, while facing in the direction of increasing stationing, to control the alignment of all tangent tracks on a contract-wide basis. High rail on curves shall be line rail.

242-3.03 TOLERANCES. Deviations from indicated gauge, cross level, horizontal line, profile grade, and tie spacing shall conform to the following requirements:

1.	Gage: Shall be 4’ 8-1/2” plus or minus 1/8”.

2.	Cross Level and Superelevation: Shall be plus or minus 1/8” from level on tangent or design superelevation on curve.

3.	Deviation from Horizontal Alignment: Plus or minus ¼” in a 62’ chord. Plus or minus ½” total except in road crossings where total deviation shall be plus or minus ¼”.

4.	Deviation from Profile Grade: Shall not exceed plus or minus ¼” in 62’ chord or a total of plus or minus ½”.

5.	Tie Spacing: Distance between centerline on adjacent ties shall be 19 ½” and not vary more than plus or minus 1” from the indicated spacing, with the additional requirements that 48 ties shall be installed per 78’ of track.

242-3.04 CROSS TIE DISTRIBUTION. Contractor shall receive cross ties from supplier and transport them to the work area in accordance with the AREA/AREMA “Handling of Ties from the Tree into the Track”. Ties shall be placed on a smooth, compacted surface as specified herein, spaced as shown within specified tolerances, and laid normal to the centerline of track with heartwood face down. Line ends of ties in trackage shall be aligned uniformly on the right side of track when facing increased stationing.

242-3.05 TIE PLATES AND SPIKES. Tie plates shall be attached to the cross ties with line and hold-down spikes driven to the indicated patterns. Spikes shall not be overdriven. Spikes shall not be driven to contact the rail base, but a clearance of between 1/16” and 3/16” shall be maintained between the bottom of the spike head and the base of the rail. Contractor may pre-plate cross ties prior to distribution. If Contractor chooses to pre-plate the cross ties, he shall furnish any additional material required at no added cost to Owner. Contractor shall use a jig to compensate for fabrication tolerances to achieve track gage tolerances. When track spikes are withdrawn from timber ties, the holes shall be plugged with a creosoted, cedar or granular tie plug to tightly fill the hole. All unused field drilled holes shall be filled with tie plugs.

242-3.06 RAIL LAYING Standard carbon rail shall be used on all tangent track and curves up to four degrees. High strength rail shall be use on curved track over four degrees. Rail shall be laid in accordance with the details and procedures that follow:

1.	Rail Distribution; Rails shall be distributed along the roadbed with the head of the rail up and in such a manner and using equipment that will prevent damage to them. Dropping rails from the sides of railcars or trucks will not be permitted.

2.	Rail Laying: The base of the rail and surface of the tie and tie plate shall be cleaned prior to laying. Rails shall be laid one at a time without bumping or striking. Rail ends shall be brought squarely together against the expansion shims and completely bolted before spiking. Rails shall be laid so that the joints in opposite rails are staggered not less than 20’ apart, plus or minus 24”, except closer joints may be required at turnouts or roadway crossings. Rails of less than standard length shall be used to space the joints on curves. Rails shorter than 15’ shall not be used. Rail shall be layed so no joints are in grade crossings.

3.	Rail Cutting and Drilling: Rails shall be cut square and clean by means of rail saws. Holes for complete bolting of cut rail shall be precisely marked, center punched and drilled using an exact template for alignment. In no instance shall marking through, or drilling through joint bars be allowed. Holes shall be deburred. New holes shall not be drilled between two holes already drilled. Burning or cutting or rails or bolt holes by means of an acetylene torch will not be permitted. All cut rail ends shall be beveled at the head and be hardened to conform to AREA/AREMA “Manual Specifications for Steel Rails”, Supplementary Requirement S1.

4.	Rail Joints: The fishing surface of the rails and joint-bars shall be wire-brushed to remove rust before assembly. Allowance for rail expansion shall be made at all joints by the use of expansion shims placed between the ends of adjacent rails. The proper expansion allowance shall be determined by the use of the following table:

Rail Temperature	Shim Thickness in mm

(Degrees C)		(12 meters Rail)

Below - 14			8

- 13 to -4			6

- 3 to 7				5

8 to 18				3

19 to 29			2

Over 29			None

Rail Temperature	Shim Thickness in Inches

(Degrees C)		(23.8 or 24.4 meter Rail)

Below 2			8

2 to 8				6

9 to 15				5

16 to 22			3

23 to 29			2

Over 29			None

For shorter lengths of rail, proportionate shim thicknesses shall be used. The temperature of the rails shall be determined by the use of an AREA standard rail thermometer, placed on the base of the rails close to the web on the side shaded from the sun. Sufficient time shall be allowed to accurately record the temperature. Care shall be taken to assure that shims are not squeezed or damaged during installation of shims or rails. Shims shall be removed from between rail ends as soon as the bolts have been tightened and the rail anchors applied. All track bolts shall be installed when the rail is laid and tightened before spiking.

Final bolt tension shall be between 542 joules and 813 joules torque. Bolts shall be tightened once, at the time of rail installation. Final tension shall be checked and adjusted as necessary just prior to final acceptance.

5	Rail Anchoring: Rail anchors shall be applied with full bearing against the tie to prevent movement of rail. Should it become necessary to adjust anchors, they shall be removed and reapplied in their proper position. Rail anchors shall 	not be applied to either rail on ties under joints, or where they will touch welds. Anchor pattern shall be in accordance with ARRC Plan No. 1.21.

242-4.01 METHOD OF MEASUREMENT. Track will be measured by the track  meter along the center line of track beginning at the centerline of the first cross ties and ending at the centerline of the last cross tie for each track. Measurement will not include track within the limits of turnouts which begin at the first switch tie and continue to the last long switch tie for each turnout. No payment will be made for standard track materials inside the turnout pay item limits under this pay item.

242-5.01 BASIS OF PAYMENT. The accepted quantity will be paid for at the contract unit price, per track meter, for the pay item shown in the bid schedule, complete in place.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

242(1)	Railroad Trackwork	Track Meter

Add the following Section:

SECTION 244

TRACKWORK REMOVAL

Special Provisions

244-1.01 DESCRIPTION. This work consists of dismantling and removing track from existing trackbed and stockpiling all trackwork material excluding ballast in the ARRC material yard located in Seward.

244-1.02 DEFINITIONS.

1.	AREA and AREMA. American Railway Engineering Association the successor organization American Railway Engineering and Maintenance Association.

2.	ARRC. Alaska Railroad Corporation.

244-2.01 MATERIALS. The material shall be stockpiled and stored as described below:

1.	Cross Ties and Switch Ties: Cross ties shall be segregated into three categories; relay ties, landscape ties and scrap ties. Relay ties shall be assembled with two bands into bundles of sixteen ties per bundle. Landscape ties shall also be assembled into sixteen tie bundles. Scrap ties and scrap tie pieces shall be piled in one pile as directed by ARRC representative. Switch ties shall be segregated into three categories: relay, landscape and scrap. Relay switch ties and landscape switch ties shall be stacked neatly in separate piles. Scrap switch ties and scrap switch tie pieces shall be piled in one pile as directed by ARRC representatives.

2.	Tie Plates: Ties plates shall be segregated and piled by rail base size and length of plate.

3.	Rail Anchors: Rail anchors shall be segregated and piled by rail size.

4.	Joint Bars: Joint Bars shall be segregated by rail size and length,, stacked on pallets and banded. Each pallet with joint bars shall weigh less than 1000 lbs.

5.	Rail: Rail shall be stacked on dunnage with the head of the rail up and the base of the rail aligned closely together without overlapping. Separate piles shall be made for each classification and rail size. ARRC representatives will assist in classifying used rail. Center of each rail shall be painted with a 50 mm strip, using green for relay, rail yellow of siding rail and red for scrap rail.

Rail piles shall be made with rail of relatively equal length. Rail piles shall not exceed five layers and each successive layer shall have two less rails than the previous layer, offset equally from the edge.

6.	Railroad Crossing Warning Light System: All light components shall be disconnected and salvaged prior to removal of pole and mast arms.  Buried electrical conductors and conduit may be abandoned in place.

Removal of the electrical power supply, battery system, photoelectric parts and all control shall be removed, relocated and salvaged by others.  The Contractor shall provide a level-graded, cleared and grubbed area for relocation of this equipment prior to the installation of the 350 mm train tube.

7.	Ballast material: Ballast material may be salvaged by the Contractor for use on the project as Selected Material, Type A or D and/or porous drain rock.  Locate the Alaskcom Fiber optics cable prior to salvage operations.  Damage to the cable is subject to the requirements of section 107.

CONSTRUCTION REQUIREMENTS

244-3.01 GENERAL. Track removal will include all trackwork, turnouts and grade crossings that are retired from service as a result of the new track construction. Track shall be dismantled and removed for the track bed by pulling spikes and unbolting the rail joints. Care shall be used so material is not damaged during the removal process. If track bolts are sheared or cut off with a torch, the procedure used shall not damage the joint bars. Torch use that damages joint bars shall be stopped immediately.

244-3.02 TRACKBED CLEANUP AND SHAPING. After all material has been removed and debris and tie remnants removed, the remaining ballast and subgrade shall be bladed and shaped to conform to the surrounding area. No material will be removed or added during this operation.

244-3.03 MISCELLANEOUS MATERIALS. Spikes, bolts, nuts and washers and other miscellaneous track parts such as gauge rods shall become the property of the Contractor under both options One and Two.

244-4.01 METHOD OF MEASUREMENT. Trackwork Removal shall be measured as a lump sum for all trackwork, turnouts and grade crossings.

244-5.01 BASIS OF PAYMENT. The accepted quantity of work will be paid for at the contract lump sum price.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

244(1)	 Trackwork Removal	Lump Sum

### SECTION 301

# AGGREGATE BASE COURSE

Special Provisions

301-2.01 MATERIALS. Add the following after the first paragraph: At the Contractor’s option, recycled asphalt material (RAM) may be substituted for crushed aggregate base course, millimeter for millimeter, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 37.5 mm sieve and 95-100 percent by weight passing the 25 mm sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| Sieve | Percent Passing by Weight |
| --- | --- |
| 25 mm | 100 |
| 19 mm | 70-100 |
| 9.5 mm | 42-90 |
| 4.75 mm | 28-78 |
| 1.18 mm | 11-54 |
| 300 m | 5-34 |
| 150 m | 3-22 |
| 75 m | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAM.

301-3.01 PLACING. Add the following: Base course material used for the sidewalk and pathway foundation shall be placed with a “Layton box” or similar equipment capable of providing a specified depth with a uniform surface. (9/1/89)R26

301-3.03 SHAPING AND COMPACTION. Delete the last paragraph and substitute the following: After the aggregate base course is completely compacted, the surface shall be tested for smoothness and accuracy of grade and crown, and if any portions are found to lack the required smoothness, or to fail in accuracy of grade and crown, such portions shall be scarified, reshaped, recompacted, and otherwise manipulated as the Engineer may direct until the required smoothness and accuracy is obtained. The finished surface shall be such that it will not vary more than 8 mm from a contractor furnished 5 meter

aluminum straightedge, applied to the surface, parallel to the centerline and at right angles to the centerline and the surface shall be not more than 10 mm from the true grade as established by grade hubs.

Add the following: If recycled asphalt material is substituted for crushed aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern. The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 178,000 newtons. The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip. Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed. Tires shall be inflated to 550 kPa (±34 kPa), and the roller shall have a minimum operating weight per tire of 1360 kg.

301-5.01 BASIS OF PAYMENT. Add the following: If recycled asphalt material is substituted for crushed aggregate base course, it will be paid for as Item 301(1), Crushed Aggregate Base Course at the unit price shown on the bid schedule for that item.

(12/11/96)R176M

# SECTION 306

# ASPHALT TREATED BASE COURSE

Special Provisions

306-1.01 DESCRIPTION. Add the following: This work is intended to produce a hot Asphalt Treated Base Course. Existing pavement that is removed under Subsection 202-2.04 may be reused in the production of Asphalt Treated Base Course. Asphalt Treated Base shall be the same as Asphalt Concrete Pavement specified in SECTION 401. All the provisions of SECTION 401 shall apply except the following subsections:

401-4. EVALUATION OF MATERIALS FOR ACCEPTANCE

401-5.01 BASIS OF PAYMENT

***deleted***

306-5.01 BASIS OF PAYMENT. Delete this subsection in its entirety and substitute the following: Asphalt cement and anti-strip will be incidental to item 306(1) ASPHALT TREATED BASE. Asphalt Cement, at the rate of 5.5 percent of the total mix weight, shall be included in item 306(1). Anti-stripping additive, at the rate of 0.25 percent of the asphalt cement weight, shall be included in item 306(1). If the mix design requires different percentages of asphalt cement or anti-stripping agent, the cost differential shall be calculated based on the contract unit price for 404(2) multiplied by the quantity difference and incorporated in Item 401(5) ASPHALT PRICE ADJUSTMENT.

Longitudinal joint densities less than 91 percent of MSG, as defined in Subsection 401-3.14, will be measured in accordance with Subsection 401-4..01 and assessed a price adjustment of $0.25 per meter. The accrued amount will be accounted for under Item 401(5) Asphalt Price Adjustment.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

306(1)	Asphalt Treated Base Course	Ton

***This page intentionally left blank.***

***Delete SECTION 311  IN ITS ENTIRETY.***

***This page intentionally left blank.***

***This page intentionally left blank.***

Delete Section 401 in its entirety and substitute the following:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-1.01 DESCRIPTION. This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the asphalt concrete mixture on a previously prepared surface, all as specified in the contract and in conformance with the lines, grades and thicknesses shown on the plans.

401-2.01 COMPOSITION OF ASPHALT CONCRETE MIXTURES - JOB MIX DESIGN. Asphalt concrete mixtures shall be composed of aggregate, asphalt cement, and required additives combined within the limits for the type and class of asphalt concrete specified in the contract.

The Contractor shall provide an asphalt concrete mixture that meets the asphalt concrete mix design requirements of Table 401-1 for the appropriate type and class of asphalt concrete.

At least 15 calendar days prior to the production of asphalt concrete pavement mixture, the Contractor shall submit the following to the Engineer:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process control information, and the blend ratio of each aggregate stockpile. The proposed gradations must meet the requirements of Table 703-3, Broad Band Gradation for Asphalt Concrete Pavement Aggregate, for each type of asphalt concrete pavement specified in the bid schedule. Asphalt concrete mixtures produced from different plants shall not be mixed.

2.	Representative samples of each of the aggregates to be blended. Sample sizes: 45 kilograms of each intermediate and/or coarse aggregate, 90 kilograms of fine aggregate, 10 kilograms of blend sand.

3.	A minimum of three 4 liter samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in Section 702, manufacturer’s certificate of compliance in accordance with Section 106, and a temperature viscosity curve for the asphalt cement.

4.	A 0.25 liter sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer’s data sheet, and current Materials Safety Data Sheet (MSDS).

From this information, the Engineer will establish the Job Mix Design which will become a part of the contract and shall be followed unless modified in writing. The Job Mix Design will be determined in accordance with ATM T-17 (version 01/93) and evaluated for conformance with the asphalt concrete mix design requirements of Table 401-1 for the appropriate type and class of asphalt concrete. Job Mix Design test results will be available within 7 working days after submittal. Approved Job Mix Designs will specify the target value for asphalt cement, additives, and the allowable temperature range for mixing.

Changes in the Job Mix Design warranted by changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio shall be submitted by the contractor in the same manner as the original submittal. A new Job Mix Design will only apply to asphalt concrete mixture produced after the Contractor submittal of the new aggregate gradation.

All mix designs after a Job Mix Design has been approved for the Type and Class of Asphalt Concrete will be assessed a fixed fee of $1,500.00 each.

Approved Job Mix Designs will have the full tolerances shown in Table 401-2 applied and will not be limited to the broad band listed in Table 703-3. Tolerances will not be applied to the largest sieve specified.

Temporary pavement shall meet the minimum asphalt concrete mix design requirements for Asphalt Concrete Type II, Class B.

Table 401-1

Asphaltic Concrete Mix Design Requirements

| DESIGN PARAMETERS | CLASS “A” | CLASS “B” | CLASS “C” |
| --- | --- | --- | --- |
| Stability, Newton, min. | 8,000 | 5,340 | 3,340 |
| Flow, 0.25 mm | 8-14 | 8-16 | 8-18 |
| Voids in total mix, percent | 3-5 | 3-5 | 2-5 |
| Compaction, number of blows each side of test specimen | 75 | 50 | 35 |
| Dust-asphalt ratio* | 0.6-1.4 | 0.6-1.4 | N/A |
| Voids in the mineral aggregate (VMA), min. |  |  |  |
| Type I Type II Type III | 12.0 13.0 14.0 | 11.0 12.0 13.0 | N/A N/A N/A |

*Dust-asphalt ratio is defined as the percent of material passing the 75µm sieve divided by the percent of asphalt (calculated by weight of mix).

401-2.02 AGGREGATES. Aggregate shall conform to the requirements of Subsection 703-2.04.

Aggregates for asphalt concrete mixtures shall be divided into a minimum of 2 piles, one coarse and one fine. If blend sand is used, it shall be an additional pile.

401-2.03 ASPHALT MATERIALS. The grade of asphalt cement will be specified in the bid schedule. The asphalt cement shall conform to the applicable requirements of Section 702. Asphalt cement may be conditionally accepted at the source. If the material is to be conditionally accepted at the source, the Contractor shall provide a manufacture’s certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the material is shipped.

If there is a change in the source of the asphalt cement, or if the kinematic viscosity (viscosity at 135 degrees Celsius) of the asphalt cement used on the project changes from the viscosity of the asphalt cement supplied for the Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended until a new Job Mix Design is submitted for approval.

401-2.04 ANTI-STRIP ADDITIVES. Anti-strip agents shall be used in the proportions determined by ATM T-14 and shall be included in the approved Job Mix Design. At least 70% of the aggregate shall remain coated when tested in accordance with ATM T-14.

401-2.05 PROCESS QUALITY CONTROL. It is expressly understood that the contractor is solely responsible for the sampling and testing of material for process control of the asphalt concrete mixture in accordance with Subsection 106-1.02.

The Contractor shall employ a qualified person or company to perform process control testing. A process control plan shall be submitted at the project pre-construction conference in accordance with Subsection 106-1.02. Failure to perform process control forfeits the Contractor’s right to retests as provided for in Subsection 401-4.02.

A paving and plant control plan shall be submitted at a pre-paving meeting to be held a minimum of 5 working days prior to initiating paving operations. The paving and plant control plan shall address joint construction, outline steps to assure product consistency, to minimize segregation, and to prevent premature cooling of the asphalt concrete mixture. This plan shall also include a proposed testing frequency for gradation, asphalt cement content, and compaction.

CONSTRUCTION REQUIREMENTS

401-3.01 WEATHER LIMITATIONS. The asphalt concrete mixture shall not be placed on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture. No asphalt concrete mixture for a leveling course shall be placed unless the surface temperature is 5 degrees Celsius or warmer.

401-3.02 EQUIPMENT. All equipment shall be in good working order and free of asphalt concrete mixture buildup. All equipment shall be available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

401-3.03 BITUMINOUS MIXING PLANTS. The Contractor shall use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates. The Contractor shall calibrate the asphalt mixing plant and furnish copies of the data to the Engineer at least 2 days prior to asphalt concrete mixture production.

The asphalt mixing plant shall have a scalping screen to prevent oversize material or debris from being incorporated into the asphalt concrete mixture. Aggregate and asphalt cement sampling locations meeting OSHA safety requirements shall be provided.

Proportioning (batch) scales shall not be used for weighing material for payment. Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

401-3.04 HAULING EQUIPMENT. Trucks used for hauling asphalt mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department’s Approved Products List. Diesel fuel or fuel oil shall not be used as an asphalt release agent.

Each truck shall have a cover of canvas or other suitable material of such size as to protect the asphalt concrete mixture, when required, so that the mixture shall be delivered to the asphalt paver at the proper temperature.

401-3.05 ASPHALT PAVERS. Asphalt pavers shall be self-propelled units provided with a heated vibratory screed. Grade and cross slope shall be controlled through the use of automatic grade and slope control devices. The paver screed control system shall be automatically actuated by the use of an erected string line, mobile stringline (ski) on the high side of the paver at least 9 meters in length, or other approved grade follower. Grade control shall be used on either a) both the high and low sides or b) grade control on the high side and slope control on the low side.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation. The hopper shall be equipped with a distribution system to place the asphalt concrete mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture. Screed extensions used for paving a constant width shall be heated and vibrated. Auger extensions shall be within 0.5 meters of the screed extension on both sides.

The use of a Layton Box will be allowed on bikepaths, sidewalks, pathways and medians.

401-3.06 ROLLERS. The Contractor shall supply a sufficient number and weight of rollers to compact the mixture to the required density while maintaining the pace of the paving operations. Rollers shall be static or vibratory steel wheel and pneumatic tire type rollers. The rollers shall be self propelled and capable of reversing without backlash. They shall be specifically designed to compact hot asphalt concrete mixtures. The use of equipment which results in crushing of the aggregate will not be permitted. Pneumatic tire rollers shall be fully skirted, have an operating weight per tire of at least 1,360 kilograms and be operated in accordance with the manufacturer’s instructions.

401-3.07 PREPARATION OF EXISTING SURFACE. Existing surfaces shall be prepared in conformance with the plans and specifications. Existing paved surfaces shall be cleaned of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

Contact surfaces of curbing, gutters, manholes, sawcut pavement, and other structures shall be coated with a uniform coating of tack coat material conforming to Section 402 prior to the asphalt concrete mixture being placed.

Surfaces which have received a prime coat shall be allowed to cure. Surfaces which have received an emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixture.

401-3.08 PREPARATION OF ASPHALT. A continuous supply of the asphalt cement shall be supplied to the mixer at a uniform temperature, within 14 degrees Celsius of the Job Mix Design mixing temperature.

401-3.09 PREPARATION OF AGGREGATES. The aggregate for the asphalt concrete mixture shall be heated and dried to a temperature compatible with the mix requirements specified. The burner on the dryer shall be properly adjusted to avoid damage to the aggregate and to avoid the presence of unburned fuel on the aggregate. Any asphalt concrete mixture in which soot or fuel is present shall be wasted and no payment made.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5% (by total weight of mix), as determined by ATM T-25.

401-3.10 MIXING. The aggregate, asphalt cement and additives shall be combined in the mixer in the amounts required by the Job Mix Design. The materials shall be mixed such that a complete and uniform coating of the aggregate is obtained. For batch plants, dry

aggregate shall be in motion prior to the addition of asphalt cement. Wet mixing time shall be adequate to obtain 98% coated particles when tested in accordance with AASHTO T 195.

The temperature of the asphalt concrete mixture at the time of the mixing shall be as determined by the Job Mix Design.

401-3.11 TEMPORARY STORAGE OF ASPHALT CONCRETE MIXTURE. Asphalt concrete mixture drawn from silo type storage bins shall conform to all of the requirements for asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Rejected asphalt concrete mixture shall be disposed of by the Contractor at no cost to the State.

401-3.12 SPREADING AND PLACING. The asphalt concrete mixture shall be laid upon a surface approved by the Engineer, spread and struck off and compacted to the required compacted thickness. Asphalt pavers shall be used to distribute the asphalt concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of Subsection 401-3.14. Asphalt pavers shall also be used to distribute asphalt concrete mixture for leveling course unless otherwise allowed.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable, the asphalt concrete mixture shall be spread, raked and luted by hand tools. For such areas the asphalt concrete mixture shall be placed to the required compacted thickness.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor’s control, in order to prevent lane edge drop-off. When the outside pavement edge drop-off exceeds 50 millimeters, approved material shall be placed against the pavement edge.

When multiple lifts are specified in the contract, the final lift shall not be placed until all lower lifts throughout that section, as defined by the Paving Plan, have been placed and accepted. Paving shall not begin until all adjacent curb has been poured and cured for 72 hours.

Asphalt concrete pavement to be placed over bridge deck membranes shall not be placed until the membrane has cured according to the manufacturer’s specifications. Vehicles, except the paving machine and trucks hauling the asphalt concrete mixture for the overlay, shall not be operated on the membrane. Paving machines used on the membrane shall be

rubber-tired or rubber-tracked. The Contractor shall follow the manufacturer’s published minimum and maximum temperature limitations for the asphalt concrete mixture. Vibratory rollers, with the vibrator engaged, shall not be used on bridge decks.

401-3.13 COMPACTION. Immediately after the asphalt concrete mixture has been spread, struck-off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.

The target value for density will be 94% of the maximum specific gravity (MSG), as determined in accordance with AASHTO T 209. For the first lot of each type of asphalt concrete pavement, the MSG will be determined by the Job Mix Design. For additional lots, the MSG will be determined by the sample from the first sublot of the lot. Acceptance testing for field density will be determined in accordance with ATM T-18 except that a minimum 150 mm diameter core is required. (Acceptance testing for field density of leveling course or temporary pavement will not be done.)

The asphalt concrete pavement, including leveling course, shall receive a minimum of 3 complete passes with a pneumatic-tired roller. A pass is defined as once over each point on the pavement surface.

Areas not accessible to the rollers shall be graded with rakes and lutes and compacted with mechanical tampers. For depressed areas a trench roller may be used to achieve the required compaction.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation.

401-3.14 JOINTS. Joints shall be constructed to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement. The minimum specification limit for longitudinal joint density will be 91 percent of the MSG of the panel completing the joint. The Contractor shall cut one 150 mm core centered on the longitudinal joint at each location the mat is cored for acceptance density testing. Density will be determined in accordance with ATM T-18.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Improperly formed joints resulting in surface irregularities shall be removed full depth, replaced with new material, and thoroughly compacted. Rolling of joints after the material has cooled below 65 degrees Celsius shall not be allowed. All pavement removal shall be precut to a neat line with a power driven saw.A tack coat of asphalt cement or asphalt emulsion shall be applied on all cold joints and allowed to break prior to placing any fresh asphalt concrete mixture against the joint. This work shall be completed by the Contractor just prior to paving.

Transverse joints shall be formed by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead. Transverse joints shall not be perpendicular to centerline, but at a skew between 15-25 degrees.

The longitudinal joints in one layer shall offset those in the layer immediately below by at least 150 millimeters. The joints shall be at centerline or lane lines. Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset 50 to not more than 150 millimeters from the edge of the stripe.

401-3.15 SURFACE TOLERANCE. The surface of the Asphalt Concrete Pavement will be measured after final rolling at selected locations using a 3 meter straightedge. The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 5 millimeters.

The smoothness of the Asphalt Concrete Pavement in all driving lanes will be measured by the Engineer with a California-type profilograph within 14 days after mainline paving is completed and all defects are corrected. No measurements will be taken in turn lanes, lane transitions, or within 8 meters of bridge abutments or matches with an existing pavement. The profilograph results (PrI) will be reduced within the 14 day period and a price adjustment will be calculated in accordance with Subsection 401-5.01. Any required traffic control devices or flagging shall be furnished by the Contractor in accordance with Section 643.

401-3.16 PATCHING DEFECTIVE AREAS. Any asphalt concrete mixture that becomes contaminated with foreign material, is segregated, or is in any way defective as determined by the Engineer shall be removed. Skin patching will not be permitted. Defective materials shall be removed for the full thickness of the course. The pavement shall be cut so that the sides are parallel to the direction of traffic and so that the edges are vertical. Edges shall be coated with a tack coat of material conforming to Section 402 and allowed to cure. Fresh asphalt concrete mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements. The asphalt concrete mixture shall be compacted to the density specified. All costs associated with the patching of defective areas shall be borne by the Contractor.

Any asphalt concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective shall be removed and replaced with fresh hot asphalt concrete mixture, which shall be compacted to conform with the surrounding area. Any area showing an excess or deficiency of asphalt cement shall be removed and replaced.

401-4.01 METHOD OF MEASUREMENT. The asphalt concrete mixture will be measured by the megagram or by the square meter in accordance with Section 109. The weight used will be the megagrams used in the accepted pavement and no deduction will be made for the weight of asphalt cement material and anti-stripping additive in the mixture.

The weight of asphalt cement will be calculated using the percent of asphalt cement for each sublot multiplied by the total megagrams represented by that sublot. Percent of asphalt cement will be determined by ATM T-23, or AASHTO TP53. The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.

No payment will be made for any asphalt cement in excess of 0.4% above the optimum asphalt content specified in the Job Mix Design.

Longitudinal joints will be measured by the meter. The distance measured will be in both directions from a longitudinal joint core location to a point equal distant to the next longitudinal joint core.

401-4.02 ACCEPTANCE SAMPLING AND TESTING. The quantity of each type of asphalt concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance. The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project. Acceptance sampling and testing shall be performed by the Engineer. The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 4,500 megagrams. The lot will be divided into sublots of 450 megagrams, each randomly sampled and tested for asphalt cement content, density, and gradation in accordance with this subsection. If the project has more than one lot and less than eight additional sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the price adjustment computed for the prior lot shall include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 900 megagrams and 4,499 megagrams, the contract quantity will be considered one lot. The lot will be divided into 5 equal sublots and randomly sampled for asphalt cement content, density, and gradation in accordance with this subsection. The Engineer shall select one sample for every 900 megagrams of mix, or majority portion thereof, for testing. If the test result(s) conform to the specification limits, the lot will be accepted and the weight of asphalt cement for the lot will be calculated from the average of the asphalt cement content tests performed. If only one asphalt cement content test is performed, the weight of asphalt cement for the lot will be calculated from that one test result. If any of the test results fail to conform to specification limits, the remaining samples will be tested and the lot evaluated for price adjustment in accordance with Sub-section 401-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt cement content and density.

If the contract quantity is less than 900 megagrams, asphalt concrete pavement will be accepted for payment based on the Engineer’s approval of a Job Mix Design and the placement and compaction of the asphalt concrete pavement to the specified depth and finished surface requirements and tolerances. Any area of finished surfacing that is segregated, fails to meet surface tolerance requirements, cools to below 65 degrees Celsius prior to completing compaction, or is in any other way defective, shall be removed and replaced with new asphalt concrete pavement. Removal and replacement of defective pavement shall be at no additional cost to the Department.

Samples taken for the determination of asphalt cement content will be taken from behind the screed prior to initial compaction, or at the end of the auger. Asphalt cement content shall be determined by ATM T-23, or AASHTO TP53. With AASHTO TP53, the moisture content will be determined by ATM T-25.

Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a sampling device, or from the stopped conveyor belt, or from asphalt concrete mixture samples taken from the same location as samples for the determination of asphalt cement content. The aggregate gradation for samples from the conveyor system will be determined according to ATM T-7. For asphalt concrete mixture samples, the gradation will be determined in accordance with AASHTO T 30 from the aggregate remaining after the ignition oven (AASHTO TP53) has burned off the asphalt cement.

Cold-feed conveyor sampling devices shall divert aggregate from the full width of the conveyor system and shall be maintained to provide a representative sample of the aggregate incorporated into the asphalt concrete mixture.

Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates. The dry batched aggregate gradation will be determined according to ATM T-7. For asphalt concrete mixture samples, the gradation will be determined in accordance with AASHTO T 30 from the aggregate remaining after the ignition oven (AASHTO TP53) has burned off the asphalt cement, or from aggregate extracted in accordance with ATM T-16.

Within 24 hours of final rolling, the Contractor shall cut full depth samples from the finished mat lift for density acceptance testing. One core sample with a minimum diameter of 150 mm shall be taken from each sublot. The samples shall be neatly cut by a core drill at the randomly selected locations marked by the Engineer. ATM T-18 will be used to determine density. No samples shall be cut from asphalt concrete mats on bridge decks. Failure to cut core samples for density acceptance testing within the specified period will result in a penalty of $100.00 per sample per day. The accrued amount will be subtracted from the Contractor’s payment for asphalt concrete pavement.

All voids left by sampling shall be backfilled with new asphalt concrete mixture and compacted within 24 hours of sampling. Failure to backfill voids left by sampling in the specified period will result in a penalty of $100.00 per hole per day. The accrued amount will be subtracted from the Contractor’s payment for asphalt concrete pavement.

The Contractor may request a retest of any sample not within specification limits. This request shall be in writing and delivered to the Engineer within 7 days of receipt of the initial test result. Verbal requests with the written request to be delivered after the specified 7 days will not be accepted. The sample(s) for retesting shall be taken within 24 hours of the notice to the Engineer requesting the retest(s). The Engineer will mark the sample location for the retest. Failure to provide the sample(s) for retesting within the specified period forfeits the right for a retest for the affected sample(s). The original test result will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor. Only one retest per sample will be allowed.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE. The following method of price adjustment will be applied to each type of Asphalt Concrete Pavement for which the contract quantity equals or exceeds 4,500 megagrams, except as defined in Subsection 401-4.02. The longitudinal joint density price adjustment will apply when Asphalt Concrete Pavement quantities are equal to or greater than 900 megagrams.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis - Standard Deviation (Specification Conformance Analysis) Method using the procedures listed to determine the total estimated percent of the lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in accordance with SP-7, the Standard Practice for Determination of Outlier Test Results. Outlier test results shall not be included in the price adjustment calculations. If any sieve size on a gradation test, or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sample will not be included in the price adjustment. The density test results for that sample will be included in the price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price adjustment but the gradation and asphalt cement content results for that sample will be included provided neither is an outlier.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean

and by the sample standard deviation (s). Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0% and a contractor’s risk of 5.0% unless otherwise specified. AQL may be viewed as the lowest percent within the specification limits of a

material that is acceptable as a process average and receive 100% pay. The contractor’s risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained. The maximum pay factor obtainable is 1.05. The maximum pay factor for the largest sieve size specification for gradation will be 1.00. The price adjustment is based on the lowest of two pay factors. The first factor is a composite pay factor for asphalt concrete mixture which includes gradation and asphalt cement content. The second factor is a separate pay factor for density.

A lot containing material with less than a 1.00 pay factor, may be accepted at an adjusted price provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.

A lot containing material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with Subsection 105-1.11. The Contractor may submit a written request for acceptance of the material at a reduced price or approved correction. Such a request shall include an engineering analysis showing expected effects on performance. The Engineer will determine whether or not the material may remain in place at the reduced price.

The Engineer can reject material which appears to be defective based on visual inspection. Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis Procedures for computation of composite pay factor are as follows:

1.	Eliminate test results found to be outliers by SP-7 (the Standard Practice for Determination of Outlier Test Results) and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean of the remaining test results:

Where:			= summation of

x	= individual test value to xn

n	= total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the 75 µm sieve.

is rounded to the nearest hundredth for asphalt cement content and the 75 µm sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

Where:		(x2)	=	summation of the squares of individual test values.

(x)2	=	square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the 75 µm sieve. The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt cement content and the 75 µm sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and all sieve sizes except the 75 µm sieve. Use s = 0.020 for asphalt cement content and the 75 µm sieve.

3.	Compute the Upper Specification Limit (USL) and Lower Specification Limit (LSL). For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 401-2. The tolerances for the largest sieve specified will be plus 0% and minus 1%. The TV is the specification value defined by the Job Mix Design. The TV for density is 94% of the maximum specific gravity (MSG), the LSL is 92% of MSG and the USL is 98%.

4.	Compute the Upper Quality Index (QU):

Where:		USL	= Upper Specification Limit

QU	is rounded to the nearest hundredth.

5.	Compute the lower quality index (QL):

Where:	LSL	= Lower Specification Limit

QL	is rounded to the nearest hundredth.

6.	Determine PU (percent within the upper specification limit which corresponds to a given QU) from Table 401-3.

7.	Determine PL (percent within the lower specification limit which corresponds to a given QL) from Table 401-3.

8.	Determine the Quality Level (the total percent within specification limits) for aggregate gradation, asphalt cement content, and density.

QL = (PL + PU) - 100

9.	Using the Quality Levels from Step 8, determine the lot Density Pay Factor (DPF) and gradation and asphalt cement content pay factors (PF) from Table 401-4.

10.	Compute the asphalt concrete mixture Composite Pay Factor (CPF) for asphalt content and gradation using the following formula:

Table 401-5 is used to determine the weight factor (f) for each sieve size, and asphalt cement content.

Table 401-2

# LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

Measured Characteristics		LSL		USL

19.0 mm				TV-6.0		TV+6.0

12.5 mm				TV-6.0		TV+6.0

9.5 mm				TV-6.0		TV+6.0

4.75 mm				TV-6.0		TV+6.0

2.36 mm				TV-6.0		TV+6.0

1.18 mm				TV-5.0		TV+5.0

600 µm				TV-4.0		TV+4.0

300 µm				TV-4.0		TV+4.0

150 µm				TV-3.0		TV+3.0

75 µm					TV-2.0		TV+2.0

Asphalt %				TV-0.40	TV+0.40

Density				 92%		 98%

#### TABLE 401-3

Upper Quality Index (QU) or Lower Quality Index (QL)

| PU or PL | n = 3 | n = 4 | n = 5 | n = 6 | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 100 | 1.16-10.0 | 1.48-10.0 | 1.68-10.0 | 1.81-10.0 | 1.90-10.0 | 1.96-10.0 | 2.01-10.0 | 2.05-10.0 | 2.10-10.0 | 2.15-10.0 |
| 99 | - | 1.45-1.47 | 1.61-1.67 | 1.71-1.80 | 1.77-1.89 | 1.82-1.95 | 1.85-2.00 | 1.87-2.04 | 1.92-2.09 | 1.94-2.14 |
| 98 | 1.15 | 1.42-1.44 | 1.55-1.60 | 1.63-1.70 | 1.68-1.76 | 1.71-1.81 | 1.73-1.84 | 1.75-1.86 | 1.78-1.91 | 1.80-1.93 |
| 97 | - | 1.39-1.41 | 1.50-1.54 | 1.56-1.62 | 1.60-1.67 | 1.62-1.70 | 1.64-1.72 | 1.66-1.74 | 1.68-1.77 | 1.69-1.79 |
| 96 | 1.14 | 1.36-1.38 | 1.45-1.49 | 1.50-1.55 | 1.53-1.59 | 1.55-1.61 | 1.56-1.63 | 1.57-1.65 | 1.59-1.67 | 1.60-1.68 |
| 95 | - | 1.33-1.35 | 1.40-1.44 | 1.44-1.49 | 1.47-1.52 | 1.48-1.54 | 1.49-1.55 | 1.50-1.56 | 1.51-1.58 | 1.52-1.59 |
| 94 | 1.13 | 1.30-1.32 | 1.36-1.39 | 1.39-1.43 | 1.41-1.46 | 1.42-1.47 | 1.43-1.48 | 1.44-1.49 | 1.45-1.50 | 1.45-1.51 |
| 93 | - | 1.27-1.29 | 1.32-1.35 | 1.34-1.38 | 1.36-1.40 | 1.37-1.41 | 1.37-1.42 | 1.38-1.43 | 1.38-1.44 | 1.39-1.44 |
| 92 | 1.12 | 1.24-1.26 | 1.28-1.31 | 1.30-1.33 | 1.31-1.35 | 1.31-1.36 | 1.32-1.36 | 1.32-1.37 | 1.33-1.37 | 1.33-1.38 |
| 91 | 1.11 | 1.21-1.23 | 1.24-1.27 | 1.25-1.29 | 1.26-1.30 | 1.26-1.30 | 1.27-1.31 | 1.27-1.31 | 1.27-1.32 | 1.28-1.32 |
| 90 | 1.10 | 1.18-1.20 | 1.20-1.23 | 1.21-1.24 | 1.21-1.25 | 1.22-1.25 | 1.22-1.26 | 1.22-1.26 | 1.22-1.26 | 1.23-1.27 |
| 89 | 1.08-1.09 | 1.15-1.17 | 1.16-1.19 | 1.17-1.20 | 1.17-1.20 | 1.17-1.21 | 1.17-1.21 | 1.18-1.21 | 1.18-1.21 | 1.18-1.22 |
| 88 | 1.07 | 1.12-1.14 | 1.13-1.15 | 1.13-1.16 | 1.13-1.16 | 1.13-1.16 | 1.13-1.16 | 1.13-1.17 | 1.13-1.17 | 1.13-1.17 |
| 87 | 1.05-1.06 | 1.09-1.11 | 1.09-1.12 | 1.09-1.12 | 1.09-1.12 | 1.09-1.12 | 1.09-1.12 | 1.09-1.12 | 1.09-1.12 | 1.09-1.12 |

| PU or PL | n = 3 | n = 4 | n = 5 | n = 6 | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 86 | 1.04 | 1.06-1.08 | 1.06-1.08 | 1.05-1.08 | 1.05-1.08 | 1.05-1.08 | 1.05-1.08 | 1.05-1.08 | 1.05-1.08 | 1.05-1.08 |
| 85 | 1.02-1.03 | 1.03-1.05 | 1.02-1.05 | 1.02-1.04 | 1.01-1.04 | 1.01-1.04 | 1.01-1.04 | 1.01-1.04 | 1.01-1.04 | 1.01-1.04 |
| 84 | 1.01 | 1.00-1.02 | 0.99-1.01 | 0.98-1.01 | 0.98-1.00 | 0.97-1.00 | 0.97-1.00 | 0.97-1.00 | 0.97-1.00 | 0.97-1.00 |
| 83 | 0.98-1.00 | 0.97-0.99 | 0.96-0.98 | 0.95-0.97 | 0.94-0.97 | 0.94-0.96 | 0.94-0.96 | 0.93-0.96 | 0.93-0.96 | 0.93-0.96 |
| 82 | 0.97 | 0.94-0.96 | 0.92-0.95 | 0.91-0.94 | 0.91-0.93 | 0.90-0.93 | 0.90-0.93 | 0.90-0.92 | 0.90-0.92 | 0.89-0.92 |
| 81 | 0.94-0.96 | 0.91-0.93 | 0.89-0.91 | 0.88-0.90 | 0.87-0.90 | 0.87-0.89 | 0.87-0.89 | 0.86-0.89 | 0.86-0.89 | 0.86-0.88 |
| 80 | 0.92-0.93 | 0.88-0.90 | 0.86-0.88 | 0.85-0.87 | 0.84-0.86 | 0.83-0.86 | 0.83-0.86 | 0.83-0.85 | 0.83-0.85 | 0.82-0.85 |
| 79 | 0.90-0.91 | 0.85-0.87 | 0.83-0.85 | 0.81-0.84 | 0.81-0.83 | 0.80-0.82 | 0.80-0.82 | 0.80-0.82 | 0.79-0.82 | 0.79-0.81 |
| 78 | 0.88-0.89 | 0.82-0.84 | 0.79-0.82 | 0.78-0.80 | 0.77-0.80 | 0.77-0.79 | 0.77-0.79 | 0.76-0.79 | 0.76-0.78 | 0.76-0.78 |
| 77 | 0.85-0.87 | 0.79-0.81 | 0.76-0.78 | 0.75-0.77 | 0.74-0.76 | 0.74-0.76 | 0.73-0.76 | 0.73-0.75 | 0.73-0.75 | 0.72-0.75 |
| 76 | 0.83-0.84 | 0.76-0.78 | 0.73-0.75 | 0.72-0.74 | 0.71-0.73 | 0.71-0.73 | 0.70-0.72 | 0.70-0.72 | 0.70-0.72 | 0.69-0.71 |
| 75 | 0.80-0.82 | 0.73-0.75 | 0.70-0.72 | 0.69-0.71 | 0.68-0.70 | 0.67-0.70 | 0.67-0.69 | 0.67-0.69 | 0.67-0.69 | 0.66-0.68 |
| 74 | 0.77-0.79 | 0.70-0.72 | 0.67-0.69 | 0.66-0.68 | 0.65-0.67 | 0.64-0.66 | 0.64-0.66 | 0.64-0.66 | 0.63-0.66 | 0.63-0.65 |
| 73 | 0.75-0.76 | 0.67-0.69 | 0.64-0.66 | 0.63-0.65 | 0.62-0.64 | 0.61-0.63 | 0.61-0.63 | 0.61-0.63 | 0.60-0.62 | 0.60-0.62 |
| 72 | 0.72-0.74 | 0.64-0.66 | 0.61-0.63 | 0.60-0.62 | 0.59-0.61 | 0.58-0.60 | 0.58-0.60 | 0.58-0.60 | 0.58-0.59 | 0.57-0.59 |
| PU or PL | n = 3 | n = 4 | n = 5 | n = 6 | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| 71 | 0.69-0.71 | 0.61-0.63 | 0.58-0.60 | 0.57-0.59 | 0.56-0.58 | 0.56-0.57 | 0.55-0.57 | 0.55-0.57 | 0.55-0.57 | 0.54-0.56 |
| 70 | 0.66-0.68 | 0.58-0.60 | 0.55-0.57 | 0.54-0.56 | 0.53-0.55 | 0.53-0.55 | 0.52-0.54 | 0.52-0.54 | 0.52-0.54 | 0.51-0.53 |
| 69 | 0.63-0.65 | 0.55-0.57 | 0.52-0.54 | 0.51-0.53 | 0.50-0.52 | 0.50-0.52 | 0.49-0.51 | 0.49-0.51 | 0.49-0.51 | 0.49-0.50 |
| 68 | 0.60-0.62 | 0.52-0.54 | 0.48-0.51 | 0.48-0.50 | 0.47-0.49 | 0.47-0.49 | 0.47-0.48 | 0.46-0.48 | 0.46-0.48 | 0.46-0.48 |
| 67 | 0.57-0.59 | 0.49-0.51 | 0.46-0.47 | 0.45-0.47 | 0.45-0.46 | 0.44-0.46 | 0.44-0.46 | 0.44-0.45 | 0.43-0.45 | 0.43-0.45 |
| 66 | 0.53-0.56 | 0.46-0.48 | 0.44-0.45 | 0.42-0.44 | 0.42-0.44 | 0.41-0.43 | 0.41-0.43 | 0.41-0.43 | 0.41-0.42 | 0.40-0.42 |
| 65 | 0.50-0.52 | 0.43-0.45 | 0.41-0.43 | 0.40-0.41 | 0.39-0.41 | 0.39-0.40 | 0.38-0.40 | 0.38-0.40 | 0.38-0.40 | 0.38-0.39 |
| 64 | 0.47-0.49 | 0.40-0.42 | 0.38-0.40 | 0.37-0.39 | 0.36-0.38 | 0.36-0.38 | 0.36-0.37 | 0.35-0.37 | 0.35-0.37 | 0.35-0.37 |
| 63 | 0.44-0.46 | 0.37-0.39 | 0.35-0.37 | 0.34-0.36 | 0.33-0.35 | 0.33-0.35 | 0.33-0.35 | 0.33-0.34 | 0.32-0.34 | 0.32-0.34 |
| 62 | 0.40-0.43 | 0.34-0.36 | 0.32-0.34 | 0.31-0.33 | 0.31-0.32 | 0.30-0.32 | 0.30-0.32 | 0.30-0.32 | 0.30-0.31 | 0.30-0.31 |
| 61 | 0.37-0.39 | 0.31-0.33 | 0.29-0.31 | 0.28-0.30 | 0.28-0.30 | 0.28-0.29 | 0.27-0.29 | 0.27-0.29 | 0.27-0.29 | 0.27-0.29 |
| 60 | 0.33-0.36 | 0.28-0.30 | 0.26-0.28 | 0.26-0.27 | 0.25-0.27 | 0.25-0.27 | 0.25-0.26 | 0.25-0.26 | 0.24-0.26 | 0.24-0.26 |
| 59 | 0.30-0.32 | 0.25-0.27 | 0.24-0.25 | 0.23-0.25 | 0.22-0.24 | 0.22-0.24 | 0.22-0.24 | 0.22-0.24 | 0.22-0.23 | 0.22-0.23 |
| 58 | 0.26-0.29 | 0.22-0.24 | 0.21-0.23 | 0.20-0.22 | 0.20-0.21 | 0.20-0.21 | 0.19-0.21 | 0.19-0.21 | 0.19-0.21 | 0.19-0.21 |
| 57 | 0.23-0.25 | 0.19-0.21 | 0.18-0.20 | 0.17-0.19 | 0.17-0.19 | 0.17-0.19 | 0.17-0.18 | 0.17-0.18 | 0.17-0.18 | 0.16-0.18 |
| 56 | 0.19-0.22 | 0.16-0.18 | 0.15-0.17 | 0.15-0.16 | 0.14-0.16 | 0.14-0.16 | 0.14-0.16 | 0.14-0.16 | 0.14-0.16 | 0.14-0.15 |
| PU or PL | n = 3 | n = 4 | n = 5 | n = 6 | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| 55 | 0.15-0.18 | 0.13-0.15 | 0.12-0.14 | 0.12-0.14 | 0.12-0.13 | 0.12-0.13 | 0.11-0.13 | 0.11-0.13 | 0.11-0.13 | 0.11-0.13 |
| 54 | 0.12-0.14 | 0.10-0.12 | 0.09-0.11 | 0.09-0.11 | 0.09-0.11 | 0.09-0.11 | 0.09-0.10 | 0.09-0.10 | 0.09-0.10 | 0.09-0.10 |
| 53 | 0.08-0.11 | 0.07-0.09 | 0.07-0.08 | 0.06-0.08 | 0.06-0.08 | 0.06-0.08 | 0.06-0.08 | 0.06-0.08 | 0.06-0.08 | 0.06-0.08 |
| 51 | 0.01-0.04 | 0.01-0.03 | 0.01-0.03 | 0.01-0.03 | 0.01-0.03 | 0.01-0.03 | 0.01-0.03 | 0.01-0.03 | 0.01-0.03 | 0.01-0.03 |
| 50 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |

NOTE: For negative values of QU or QL, use absolute values of QU or QL. PU or PL is then equal to 100 minus the table value of PU or PL.

TABLE 401-4

Required Quality Level (QL) for a given sample size (n) and

a given Pay Factor (PF)

| Pay Factor | n = 3 | n = 4 | n = 5 | n = 6 | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.05 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |
| 1.04 | 90-99 | 91-99 | 92-99 | 93-99 | 93-99 | 93-99 | 94-99 | 94-99 | 95-99 | 95-99 |
| 1.03 | 80-89 | 85-90 | 87-91 | 88-92 | 89-92 | 90-92 | 91-93 | 91-93 | 92-94 | 93-94 |
| 1.02 | 75-79 | 80-84 | 83-86 | 85-87 | 86-88 | 87-89 | 88-90 | 88-90 | 89-91 | 90-92 |
| 1.01 | 71-74 | 77-79 | 80-82 | 82-84 | 84-85 | 85-86 | 85-87 | 86-87 | 87-88 | 88-89 |
| 1.00 | 68-70 | 74-76 | 78-79 | 80-81 | 81-83 | 82-84 | 83-84 | 84-85 | 85-86 | 86-87 |
| 0.99 | 66-67 | 72-73 | 75-77 | 77-79 | 79-80 | 80-81 | 81-82 | 82-83 | 83-84 | 85 |
| 0.98 | 64-65 | 70-71 | 73-74 | 75-76 | 77-78 | 78-79 | 79-80 | 80-81 | 81-82 | 83-84 |
| 0.97 | 62-63 | 68-69 | 71-72 | 74 | 75-76 | 77 | 78 | 78-79 | 80 | 81-82 |
| 0.96 | 60-61 | 66-67 | 69-70 | 72-73 | 73-74 | 75-76 | 76-77 | 77 | 78-79 | 80 |

| 0.95 | 59 | 64-65 | 68 | 70-71 | 72 | 73-74 | 74-75 | 75-76 | 77 | 78-79 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0.94 | 57-58 | 63 | 66-67 | 68-69 | 70-71 | 72 | 73 | 74 | 75-76 | 77 |
| 0.93 | 56 | 61-62 | 65 | 67 | 69 | 70-71 | 71-72 | 72-73 | 74 | 75-76 |
| 0.92 | 55 | 60 | 63-64 | 65-66 | 67-68 | 69 | 70 | 71 | 72-73 | 74 |

| Pay Factor | n = 3 | n = 4 | n = 5 | n = 6 | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0.90 | 52 | 57 | 60-61 | 63 | 64-65 | 66 | 67 | 68 | 70 | 71-72 |
| 0.89 | 51 | 55-56 | 59 | 61-62 | 63 | 64-65 | 66 | 67 | 68-69 | 70 |
| 0.88 | 50 | 54 | 57-58 | 60 | 62 | 63 | 64-65 | 65-66 | 67 | 69 |
| 0.87 | 48-49 | 53 | 56 | 58-59 | 60-61 | 62 | 63 | 64 | 66 | 67-68 |
| 0.86 | 47 | 51-52 | 55 | 57 | 59 | 60-61 | 62 | 63 | 64-65 | 66 |
| 0.85 | 46 | 50 | 53-54 | 56 | 58 | 59 | 60-61 | 61-62 | 63 | 65 |
| 0.84 | 45 | 49 | 52 | 55 | 56-57 | 58 | 59 | 60 | 62 | 64 |
| 0.83 | 44 | 48 | 51 | 53-54 | 55 | 57 | 58 | 59 | 61 | 63 |
| 0.82 | 42-43 | 46-47 | 50 | 52 | 54 | 55-56 | 57 | 58 | 60 | 61-62 |
| 0.81 | 41 | 45 | 48-49 | 51 | 53 | 54 | 56 | 57 | 58-59 | 60 |
| 0.80 | 40 | 44 | 47 | 50 | 52 | 53 | 54-55 | 55-56 | 57 | 59 |
| 0.79 | 38-39 | 43 | 46 | 48-49 | 50-51 | 52 | 53 | 54 | 56 | 58 |
| 0.78 | 37 | 41-42 | 45 | 47 | 49 | 51 | 52 | 53 | 55 | 57 |

| Pay Factor | n = 3 | n = 4 | n = 5 | n = 6 | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0.77 | 36 | 40 | 43-44 | 46 | 48 | 50 | 51 | 52 | 54 | 56 |
| 0.76 | 34-35 | 39 | 42 | 45 | 47 | 48-49 | 50 | 51 | 53 | 55 |
| 0 | 0-32 | 0-37 | 0-40 | 0-43 | 0-45 | 0-46 | 0-48 | 0-49 | 0-50 | 0-52 |

Table 401-5

WEIGHT FACTORS

Gradation				Factor “f”

19.0 mm sieve				4

12.5 mm sieve				4

9.5 mm sieve				4

4.75 mm sieve				4

2.36 mm sieve				4

1.18 mm sieve				5

600 µm sieve				5

300 µm sieve				5

150 µm sieve				5

75 µm sieve				20

Asphalt %				40

401-5.01 BASIS OF PAYMENT. The accepted quantity will be paid for at the contract unit price for the pay item listed below, complete in place.

Tack coat will be subsidiary to asphalt cement unless specified as a pay item.

A change order/directive is not required for anti-stripping additive pay item. The approved mix design will initiate Item 401(4), Anti-Stripping Additive at the prescribed rate.

Anti-stripping additives will be paid on a contingent sum basis at a rate of $4.95 per .25 percent additive per megagram of asphalt cement.

The Asphalt Price Adjustment will be the sum of the price adjustments for each lot and added to the Contractor’s payment for Asphalt Concrete. The fees accrued for subsequent Job Mix Design evaluations as outlined in Subsection 401-2.01 will be subtracted from the Contractor’s payment. The price adjustment will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value. A change order/directive is not required for the asphalt price adjustment pay item. The price adjustment for each individual lot shall be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (megagrams in lot) x (PAB)

PAB = Price Adjustment Base = $42.00 /Megagram

- Composite Pay Factor (CPF) or Density Pay Factor (DPF) whichever is lower value.

Longitudinal joint densities less than 91 percent of MSG, as defined is Subsection 401-3.14, will be measured in accordance with Subsection 401-4.01 and assessed a price adjustment of $0.25 per meter. The accrued amount will be accounted for under Item 401(5) Asphalt Price Adjustment.

A separate price adjustment for pavement smoothness as measured in accordance with Subsection 401-3.15 will be calculated in accordance with Table 401-6 and applied under Item 401(5) Asphalt Price Adjustment.

TABLE 401-6

| Average Profile Index (PrI) (Millimeters per 1000 Lane Meters) | Adjustment to Item 401(5) Asphalt Price Adjustment for pavement smoothness |
| --- | --- |
| 0 to 60 | Add $335 multiplied by (61PrI) |
| 61 to 94 | No Adjustment |
| 95 and greater | Deduct $335 multiplied by (PrI94) but not to exceed $10,000 |

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1)	Asphalt Concrete Pavement, Type___, Class ___	Megagram

401(2)	___ Asphalt Cement	Megagram

401(3)	Asphalt Concrete Pavement, Type___, Class___	Square Meter

401(4)	Anti-Stripping Additive	Contingent Sum

401(5)	Asphalt Price Adjustment	Contingent Sum

401(6)	Temporary Pavement	Megagram

When more than one type of Asphalt Concrete Pavement or Asphalt Cement appears on the plans and bid schedule, letter suffixes will be included within the parentheses of the pay item numbers in order to differentiate between different types.

Separate payment will not be made for asphalt cement, or anti-strip additives for Item 401(6), Temporary Pavement; or asphalt concrete for leveling course. Price adjustments will also not apply to Item 401(6), Temporary Pavement; asphalt concrete for leveling course; or Item 401(1), Asphalt Concrete Pavement, when total quantities are less than 4,500 Megagrams except as defined in Subsection 401-4.02. (12/17/98)R199M

# SECTION 402

# TACK COAT

Special Provisions

402-2.01 ASPHALT MATERIAL. Delete “CSS-1” and substitute “STE-1”.

402-3.04 DILUTION OF ASPHALT MATERIAL. Delete this subsection in its entirety.

402-3.05 APPLICATION OF ASPHALT MATERIAL. Delete the first paragraph and substitute the following: The tack coat shall be uniformly applied with a pressure distributor at a rate of 100 to 450 mL per square meter, or as directed.

402-4.01 METHOD OF MEASUREMENT. Delete this subsection in its entirety and substitute the following: The asphalt material for tack coat will be measured by the megagram in accordance with Section 109.

402-5.01 BASIS OF PAYMENT. Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

402(3)	STE-1 Asphalt for Tack Coat	Megagram

(6/14/95)R33M

Add the following Section:

# SECTION 409

# RUMBLE STRIP

Special Provisions

409-3.01 CONSTRUCTION REQUIREMENTS. This work shall consist of forming a series of pavement indentations along the edge of both shoulders. These rumble strips shall be made after the breakdown rolling while the surface temperature of the mixture is a minimum of 85 degrees C and shall be accomplished in one pass of the roller. Installation of the rumble strip prior to or following intermediate rolling shall be determined in the field and approved by the Engineer.

Rumble strips shall be placed perpendicular to centerline along both shoulders. They shall not be placed on side streets, where the shoulder stripe is stopped, when the shoulder is less than one meter, or as directed by the Engineer.

The edges of the rumble strip indentations shall be neat, smooth and free of spalling, and shall be within the following tolerances:

Offset from outside edge

of shoulder stripes				+ 50 millimeters

Width of rumble strip				+ 50 millimeters

Spacing of indentations			+ 25 millimeters

Depth of indentations				+ 5 millimeters

Surface width of indentations			+ 5 millimeters

409-4.01 METHOD OF MEASUREMENT. Measurement of rumble strips shall be on a lump sum basis for rumble strips completed and accepted. For rumble strips out of tolerance, the length out of tolerance will be divided by the total plan quantity of rumble strips and that proportion will be deducted from the lump sum amount.

409-5.01 BASIS OF PAYMENT. Payment for rumble strips shall include all equipment, material and labor necessary to complete the work.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

409(1)	Rumble Strip	Lump Sum

(5/8/95)R35M

SECTION 501

# STRUCTURAL CONCRETE

Special Provisions

501-3.07 PLACING CONCRETE. Add the following to item 8. Forming Construction Joints.  All construction joints shall be cleaned of surface latence, curing compound and other foreign materials before fresh concrete is placed against the surface of the joint.  Abrasive blast methods shall be used to clean all construction joints to the extent that clean aggregate is exposed.  All construction joints shall be flushed with water and allowed to dry to a surface dry condition immediately prior to placing concrete.

When existing structures are to be modified, construction joints between new and existing concrete shall be cleaned and flushed as specified above.  When a roughened concrete surface is shown on the plans, the existing concrete surface shall be roughened to a full amplitude of approximately 6 mm by abrasive blasting or mechanical equipment.

When new concrete is shown on the plans to be joined existing concrete by means of reinforcing steel dowels bonded by grouting holes drilled in the existing concrete, the holes shall be drilled by methods that will not shatter or damage the concrete adjacent to the holes.  Holes in which longitudinal or transverse reinforcement is encountered during drilling before the specified depth is attained shall be rejected.  A new hole, which does not strike reinforcement, shall be drilled adjacent to the rejected hole to the depth shown on the plans.  With the approval of the Engineer, all holes including rejected holes may be cored through reinforcing steel to the correct depth.  All rejected holes will be drilled with epoxy grout.

The epoxy cartridge system shall consist of (1) a bonding material that is a two component epoxy contained in a cartridge having two separate chambers and (2) an applicator that is a special dispensing gun having a replaceable static mixing nozzle.  The epoxy cartridge system used shall be appropriate for the service temperature and ambient concrete temperature at the time of installation.

All epoxy cartridge systems shall be subject to the approval of the Engineer.  Epoxy cartridge systems shall meet the requirements of the “Acceptance Criteria for Adhesive Anchors in Concrete and Masonry Elements,: AC58, dated April 1995, by the ICBO Evaluation Service, Inc.  The suitability requirements for creep, in-service temperature, dampness, freezing and thawing, and seismic qualifications of those acceptance criteria shall be met.  Approval of epoxy cartridge systems shall be contingent upon the Contractor submitting to the Engineer one sample of each type of epoxy cartridge system, manufacturer’s installation instruction, and certified results of test, either by a private testing laboratory or the manufacturer, indicating compliance with the above requirements.  Epoxy cartridge systems previously tested and approved by the Engineer need not be re-tested.

Each epoxy cartridge shall be clearly and permanently marked with the manufacturer’s name, model number of epoxy cartridge system, manufacturing date, and lot number.  Each carton or epoxy cartridges shall contain the manufacturer’s recommended installation procedures, minimum cure time, and such warning or precautions concerning the contents as may be required by State or Federal Laws and Regulations.

Each shipment of the epoxy cartridge system, regardless of which epoxy product is furnished, shall be accompanied by a Certificate of Compliance as provided in subsection 106-1.05, “Certification of Compliance,” of the Standard Specifications.  The certificate shall state that the material complies in all respects to the specifications and date submitted in obtaining acceptance.

The diameters and depths of the drilled holes shall be as recommended by the manufacturer, but in no case shall the depth and diameter of the hole be insufficient to develop the ultimate strength of the steel dowel.  The drilled holes shall be clean  and dry at the time of placing the bonding material and the steel dowels.

After bonding, dowels shall be supported as necessary to prevent movement during curing and shall remain undisturbed until the epoxy has cured the minimum time specified by the manufacturer.  Dowels that are improperly bonded, as determined by the Engineer, will be rejected.  New holes shall be drilled, and new dowels placed and securely bonded to the concrete at the Contractor’s expense.

# SECTION 503

# REINFORCING STEEL

Special Provisions

503-1.01 DESCRIPTION. Add the following: This work will also include the epoxy coating of appropriate reinforcing steel bars. All reinforcing steel in the exposed vertical face of a retaining wall facing the roadway, and as noted on the plans shall be epoxy coated. (2/8/96)R38 This work will include rock anchors, and the epoxy coating of appropriate reinforcing steel bars.

503-3.04 PLACING AND FASTENING. Add the following: Drill holes for rock anchors as directed by the Engineer.  Grout rock anchors into clean holes.  Grout shall be a high-strength, non-shrink, non-corrosive, non-metallic, cement-based grout conforming to ASTM C1107, Grade c.  The grout shall develop a 28-day compressive strength (f’c) of 5000 psi, minimum, when tested in conformance with ASTM C109.  The grout shall meet the requirements of Alaska Test Method T-30.

The grout shall be placed according to the manufacturer’s written instructions.  The grout shall be protected from freezing until it reaches a compressive strength (fc) of  4000 psi.

The grout shall be packed and rodded into holes around the rock anchors to form a dense, impermeable filling.

503-4.01 METHOD OF MEASUREMENT. Add the following: By each rock anchor completed in place.

503-5.01 BASIS OF PAYMENT. Add the following: If epoxy coating the reinforcing steel is required, it will be a subsidiary obligation and no separate payment will be made.

Rock anchors at the contract unit price.  (2/8/96)R38

Add the following pay item:

###### Pay Item No.	Pay Item	Pay Unit

503(3)	Rock Anchors	Each

Add the following section:

# SECTION 509

# SLOPE STABILIZATION

Special Provisions

509-1.01 DESCRIPTION. This work shall consist of furnishing and installing slope stabilization and rockery walls in conformance with the plans.

This work includes, but is not limited to: excavation as required; compaction of the horizontal excavated surfaces; furnishing and installing geotextile fabric; furnishing and installing drain rock; and furnishing and installing class II and class III riprap as shown on the plans.

509-2.01 MATERIALS. Materials shall conform to the following:

Geotextile Fabric	Section 729

Rock used for rockery walls shall meet the requirements of Section 611 for Class III Riprap. In addition, the rock used for rockery walls shall be hard, sound and free of signs of weathering, cracking, seams or other defects. Rock shall be as nearly rectangular as possible and no rock will be used which does not extend all the way through the wall.

CONSTRUCTION REQUIREMENTS

509-3.01 EXCAVATION. The Contractor shall excavate as necessary to construct slope stabilization and/or rockery wall as shown on the plans. The Contractor shall be responsible for maintaining the excavated backslope until such time as the slope stabilization is constructed and accepted by the Engineer.

509-3.02 COMPACTION. Prior to the placement of rockery wall, the horizontal excavated surface will be smoothed and compacted as directed by the Engineer.

509-3.03 ROCK PLACEMENT. Rock used for slope protection shall be placed as directed by the Engineer.

Rock used for rockery walls shall be individually placed in a rockery such that each piece interlocks with adjoining pieces to provide maximum continuity in the finished wall. Rock arrangement shall provide a uniform texture and shall be evenly battered to the slope shown on the plans. The top surface of each rock shall slope towards the embankment. Voids in the face shall be kept to a minimum. Any large voids will be chinked from the back side of the wall with smaller rocks of similar quality. Drain rock or backfill materials shall not be allowed to spill through any voids in the face.

509-4.01 METHOD OF MEASUREMENT. Rockery wall will be measured by the square meter of exposed surface. No other measurement of quantities will be made. Exposed surface will include areas under water bodies to the ground surface.

509-5.01 BASIS OF PAYMENT. The accepted quantities shall be paid for at the contract unit price, per unit of measurement, for the pay items listed below and will be considered to be full compensation for all labor, materials and equipment required to construct slope stabilization and rockery wall.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

509(1)	Rockery Wall 	Square Meter

Add the following section:

# SECTION 510

STEEL BIN RETAINING WALLS

Special Provisions

510-1.01 DESCRIPTION. This item shall consist of furnishing and installing steel bin walls in reasonably close conformity with the lines, grades, and dimensions shown on the plans or as established by the Engineer.

General design criteria for the bin wall structure, such as location and elevations shall be as shown on the plans. Design details for the wall shall conform to one of the following manufactured systems or an approved equivalent:

1.	“Steelbin Retaining Wall”, as manufactured by the Syro Steel Company. For information concerning purchase and delivery of Steel Bin Wall materials, contact:

Syro Steel Company

P.O. Box 99

Centerville, Utah 84014

Phone: (801) 292-4461

2.	“Bin-Type Retaining Wall, Type 1”, as manufactured by the Contech Construction Products Company. For information concerning purchase and delivery of Steel Bin Wall materials, contact:

Contech Construction Products Inc.

1409 - 140th Place N.E., Suite 101

Bellevue, Washington 98007

Phone: (206) 641-3328

The Contractor shall make his own arrangements to purchase or manufacture all of the necessary components.

510-1.02 SUBMITTALS. The Contractor shall submit complete working drawings for the wall system in accordance with the provisions in Subsection 105-1.02, Plans and Working Drawings. The working drawings shall contain all information required for the proper construction of the wall system. The Contractor shall allow the Engineer two weeks to review the drawings after a complete set has been received.

The Contractor shall submit a Manufacturer’s Certificate of Compliance in accordance with the provisions in Subsection 106-1.05, Certificate of Compliance, for all materials to be placed under Item 510(5), Steel Bin Walls. Submittals shall also include Manufacturer’s installation instructions for the application shown on the plans.

510-2.01 MATERIALS. Binwalls shall consist of a series of rectangular cells composed of galvanized steel members. They shall conform to the materials requirements of ASTM Specification A929 and shall be galvanized per ASTM A123. Fasteners are to be 15.8-mm dia. With bolts conforming to A307.

Backfill and bin fill material shall be selected material, Type A with maximum size of 50 mm.

CONSTRUCTION REQUIREMENTS

510-3.01 DESIGN DETAILS. The plans show details of the binwalls only in a general manner. Specific sizes of particular members are not shown. Binwalls shall be of standard manufacture and the Contractor shall submit shop drawings of the walls for approval in accordance with sub-section 105-1.02. Type I binwalls shall be used for all installations with minimum gage shown on the plans.

510-3.02 FABRICATION REQUIREMENTS. All bin members shall be so fabricated that members of the same nominal size shall be fully interchangeable. Drilling, punching, or drifting bolt holes to correct defects in fabricating will not be permitted. Any members twisted, bent, or with holes improperly located shall be replaced by the Contractor at his expense. In the fabrication of the members, whenever possible, a minimum forming radius of 10 mm shall be maintained.

510-3.03 EXCAVATION AND BACKFILL. Excavation and backfill including the loose material under the base plates, shall be as shown on the plans and as provided for in Section 205. Bin fill material shall be placed in 200 mm lifts and be compacted to 95% in accordance with AASHTO T-180.

510-4.01 METHOD OF MEASUREMENT. Steel binwalls will be measured for payment by the square meter. The square meter area will be measured on the batter at the outer face for the height from the bottom of the base plate to the top of the top stringer and for a length measured from end to end of each section of wall.

510-5.01 BASIS OF PAYMENT. The contract price paid per square meter for steel binwalls shall include full compensation for furnishing all labor, materials, backfill and binfill tools, equipment and incidentals and for doing all the work involved in constructing the binwalls, complete in place, as shown on the plans, and as specified in this section and in the Standard Specifications and as directed by the Engineer.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

510(1)	Steel Bin Wall	Square Meter

Add the following section:

SECTION 512

STRUCTURAL PLATE TUNNEL

Special Provisions

512-1.01 DESCRIPTION. This work consists of furnishing and field assembling and installing galvanized corrugated steel plates to form the “Pear Shape” tunnels as shown on the plans in locations and at elevations shown on the plans. It also includes all materials, equipment, and labor to construct concrete thrust beams, bin wall connection angles, headwalls, the bedding blanket, footings, as shown on the plans.

512-2.01 MATERIALS. The materials used shall be those prescribed for the several items which constitute the finished work, and shall conform to the requirements for such materials as set forth in the specifications listed in the following table:

| Structural Plate and Hardware | AASHTO M167 (5 gage steel with 152 mm x 51mm corrugations) |
| --- | --- |
| Waterproofing Seam Sealant | ArmCo 101, Koopper Bitumastic Super Service Black, Chevron Wet Plastic Cement, ATCO 1714 Plastic Fibre Seal or approved equal |
| Structural Steel and Tie Rods | ASTM A36 |
| Class A Concrete | Section 501 |
| Steel Sheet for Headwalls | ASTM A569 |
| Reinforcing Steel | ASTM A615 |
| Backfill | Section 703, Type A, Select Material with 100 percent passing 75 mm. |

Steel Sheet for Headwalls shall have a nominal width of .45 meters per section, a minimum weight of 17.8 kilograms meters per section meter, and a minimum section modulus of 4.37 x 10-5 cubic meters.

Metal headwalls shall be constructed of steel. The Contractor shall submit headwall shop drawings for approval 28 calendar days prior to beginning construction of the structural plate pipe.

Corrugated metal pipe, all steel components and welds shall be hot-dipped galvanized in accordance with AASHTO M 111.

Alternate Structures. The Contractor may submit for approval alternate structural plate arch structures to those indicated. Any such substitute, including modification to other portions of the structure necessary to accommodate the substituted pipe, shall be made at the expense of the Contractor and no adjustment in unit prices or pay quantities made. All materials shall be designed in accordance with the latest version of AASHTO Standard Specification for Highway Bridges, Section 12.

# CONSTRUCTION REQUIREMENTS

512-3.01 RELATED WORK. Except as otherwise provided, concrete work shall conform to Section 501. Reinforcing Steel work shall conform to Section 503, structural steel work shall conform to Section 504 and excavation, bedding and backfill shall be constructed in accordance with the requirements of Section 205 and as required below. A qualified representative of the tunnel manufacturer shall be present on the site during erection and backfilling the structure.

The manufacturer shall provide an inspector who is a qualified representative from a professional soils firm to monitor the installation and backfilling of the structure. The inspector shall take initial measurements of the erected structure before backfilling, monitor all backfill materials and the placement and compaction thereof. The inspector shall monitor the structure’s shape throughout the backfilling operation. The Engineer shall provide field density tests of the compacted backfill as directed by the inspector. The inspector shall have full authority to stop backfill work if necessary.

The open bottom arch planned for MP 12 is wider than the existing and the new work will extend into the existing binwalls.  Traffic shall be moved over to reduce loading on slopes while walls or construction forms are being removed.

The Contractor shall submit a Construction Sequencing Plan and Traffic Control Plan for the installation of the structural plate arch at least 30 days prior to installation. The Construction Sequencing Plan shall detail the method of maintaining the railroad clearance envelope during construction of the structural plate arch by bracing, guying or other means.

Prior to construction, a meeting will be held to review the construction procedures. A qualified representative of the manufacturer of the structure will be present to discuss methods and responsibility for shape monitoring and control, backfill material selection, testing and placement, and compaction methods and testing. A representative of the Engineer, Contractor, and any involved sub-contractors must be present.

The Contractor shall coordinate with the Alaska Railroad Corporation (ARRC) in accordance with Section 617, Railroad Crossings, and shall install one 100 mm, schedule 40, PVC conduit on each side of the track the length of the structural plate arch.

512-3.02 BEDDING. The bottom plates shall be laid true to line and grade on an uncompacted bedding blanket as shown on the plans. Original material in the bedding area shall be sub-excavated and replaced with approximately 200 mm of loose coarse sand or gravel, which shall be graded to match the shape of the bottom plates.

512-3.03 RAILROAD REALIGNMENT. The railroad may be rerouted to the new alignment after installation of the bottom plates, or after completion of the pipe erection, at the convenience of the Contractor. Activities which affect railroad operations or property shall conform to the provisions of Section 107.

All work on railroad property shall be conducted in such a manner as to prevent delays to trains or other rail traffic operated by the railroad. Disruption of railroad service to allow installation of the Multi-plate “Super-Span” and related work shall not exceed twenty-four (24) hours. However, there is a possibility that, depending upon rail traffic at the time of the installation, the time limit may be extended. It shall be the Contractor’s responsibility to coordinate such extensions with the Contracting Officer for the railroad. The Contractor shall notify the Contracting Officer ten (10) days in advance of the commencement of construction within 10 meters from centerline of the existing track.

512-3.04 ASSEMBLING. The structural plate tunnel manufacturer’s recommendation and instructions shall be carefully followed in the assembly of the tunnels. Distortions shall be minimized and bolts shall be tightened symmetrically so that sweep and camber are kept to a minimum. Internal struts that interfere with railroad operations shall not be used. Seam sealant shall be installed in the seam laps in conformance with the manufacturer’s instructions in order to achieve a relatively watertight structure.

512-3.05 BACKFILLING. The tunnels shall be backfilled with select material backfill to the dimensions shown on the plans. Backfilling shall progress evenly on each side of the tunnels in 200 mm maximum lifts compacted to 95 percent in accordance with AASHTO Method T-180, except that no compaction equipment shall operate within 600 mm of the side plates. The Contractor shall monitor the structure during all backfilling and compacting operations to insure that no excessive distortions are occurring. If, in the opinion of the Engineer, excessive distortions are likely to occur, the Contractor shall make adjustments to the backfilling operations as recommended by the tunnel manufacturer, and approved by the Engineer, so that distortions are minimized.

When the backfill reaches the elevation of the bottom of the concrete thrust beams, backfilling shall be halted and the thrust beams formed and cast. In order to prevent distortions from the liquid concrete, placement of concrete shall be balanced on either side of the structure and the concrete shall be cast in layers of 254-mm maximum depth. Forms may be removed and backfilling resumed after 72 hours following placement.

When backfill outside the thrust beam reaches an elevation 600 mm above the top of the thrust beam, the top of the structures shall be covered with material deposited in 200 mm maximum lifts and compacted to 95 percent density with hand equipment or very light tractor equipment. Until the overlay reaches a depth of at least 600 mm above the crown of the structures, large equipment shall not at any time be located closer to the structures than the outside edge of the thrust beam. Until the fill above the structures is 600 mm thick, material shall be added and spread and compaction equipment operated perpendicular to the structure centerline.

No frozen materials shall be used in the backfill.

Before backfilling, the erected structure shall meet the tolerance and symmetry requirements of AASHTO and the manufacturer.

Long span structures, due to their size and shape, are sensitive to the types and weights of equipment used to place and compact the select backfill material. This is especially critical in the areas immediately adjacent to and above the structure. Therefore, equipment types will be restricted in those critical zones. Compaction equipment or methods that produce horizontal or vertical earth pressures which cause excessive distortion or damage to structures shall not be used.

Contractors should plan to have a Caterpillar D4 or similar weight tracked dozer to place and grade backfill immediately alongside and above the structure until minimum cover level is reached. Lightweight vibratory plate or roller type compaction equipment must be used to compact the backfill in these zones. Use of heavier equipment and/or rubber tired equipment such as scrapers, graders and front end loaders will likely be prohibited inside the select fill envelope zone until appropriate minimum cover height has been obtained.

512-4.01 METHOD OF MEASUREMENT. The quantity of structural plate tunnel at MP 14 to be paid for shall be the actual length of tunnel measured between the outside edges of the end angles, complete in place, backfilled and accepted. The MP 12 tunnel extension will not be measured, but will be paid for on a lump sum basis.

Headwalls, structural steel, hardware, concrete thrust beams, and excavation and bedding material and services required to place the tunnel, will not be measure for payment but will be considered a subsidiary obligation of the Contractor.

512-5.01 BASIS OF PAYMENT. The accepted quantity, determined as provided above, shall be paid for at the contract price per unit of measurement complete and in place.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

512(1)	Structural Plate Tunnel Extension	Lump Sum

512(2)	Structural Plate Tunnel MP 14	Meter

### SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-1.01 DESCRIPTION. Add the following: This work shall also consist of installing culvert marker posts. (5/31/96)R42M

This work shall also include patching the pavement at trench cuts, constructing spring interceptors, structural section drain, and constructing road drains as detailed in the plans.

603-2.01 MATERIALS. Add the following: Geotextile separation and geotextile drainage fabrics shall conform to Section 729.

Porous backfill shall conform to the requirements of Section 703 or be screened riprap class I meeting the approval of the Engineer. Riprap shall conform to the requirements of Section 611.

Culvert marker posts shall meet the requirements of subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts. The color shall be blue with no other markings. The 80 mm by 1800 mm post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 230 mm. (5/31/96)R42M

Add the following subsections:

603-3.06 PAVEMENT PATCHING. All trenches cut through the existing pavement shall be patched by the end of the final shift on Friday of the week the trench was excavated. Pavement patches shall consist of 50 mm of asphalt concrete, asphalt treated base course, or other acceptable bituminous surface treatment. Alternative patching material and methods may be used with prior approval of the Engineer.

603-3.07 ROAD DRAIN. Road drains shall be constructed at locations shown on the plans or selected by the Engineer. The drain shall be sloped to drain to the low side.

603-3.08 SPRING INTERCEPTOR. Spring interceptors shall be constructed at the location shown on the plans or as directed by the Engineer.

603-3.09 CULVERT MARKER POSTS. Culvert marker posts shall be installed on the approach side of storm drain outfalls 750 mm and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer. 1 meter of post shall remain above the ground after driving. (5/31/96)R42M

603-3.10 STRUCTURAL SECTION DRAIN. Structural section drain shall be constructed at the location shown on the plans or as directed by the Engineer.

603-4.01 METHOD OF MEASUREMENT. Add the following: Road drain shall be measured by the square meter of installation.

Spring interceptor shall be measured by the square meter of spring interceptor installed and accepted.

Structural section drain shall be measured by the meter of drain installed and accepted.

Culvert marker posts will not be measured for payment. R42M

603-5.01 BASIS OF PAYMENT. Add the following: Work and materials involved with pavement patching will not be paid for directly, but shall be considered incidental to other items of work in this section.

Geotextile separation fabric and Selected Material  Type D used in the road drain installation shall be paid for under item 603(35), Road Drain.

Excavation, geotextile fabric, porous backfill, impermeable soils and other miscellaneous work required to construct spring interceptors or structural section drain shall be incidental to Item 603(36), Spring Interceptor or Item 603(37) Structural Section Drain respectively.

Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items. (5/31/96)R42M

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

603(35) 	Road Drain	Square Meter

603(36)	Spring Interceptor	Square Meter

603(37)	Structural Section Drain	Meter

# SECTION 605

# UNDERDRAINS

Special Provisions

605-1.01 DESCRIPTION. Add the following: This work shall also include furnishing and installing fin drains, fin drain cleanouts, non-perforated pipe to daylight fin drains and flexible marker posts.

605-2.01 MATERIALS. Add the following: Fin drain shall consist of the following components

1.	Perforated corrugated polyethylene pipe meeting the requirements of AASHTO M-252.

2.	Geocomposite drain vertical member manufactured from synthetic, nonbiodegradable material meeting the requirements of subsection 729-2.06 Geocomposite Drain.

3.	Drainage geotextile meeting the requirements of subsection 729-2.02 Subsurface Drainage and Riprap Liner.

4.	Backfill meeting the requirements of Selected Material, Type D, coarse concrete aggregate, or porous drain rock meeting the requirements of Section 703.

The fin drain pipe and geocomposite drain shall be equal in length. Fin drainpipe that is slotted longitudinally to allow for the connection with the geocomposite drain shall not be used.

Cleanout pipe and pipe to daylight the fin drain shall be nonperforated corrugated polyethylene pipe meeting the specifications of AASHTO M-252.

Cleanout marker posts shall meet the requirements of subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts. The color shall be blue with no other markings. The 80 mm (min) by 1.8 m post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 230 mm. One meter of post shall remain above the ground after driving.

605-3.04 FIN DRAIN INSTALLATION. Add the following subsection: Fin drain pipe shall be installed as specified in subsection 605-3.01 Pipe Installation.  The drain pipe shall be corrugated polyethylene pipe and be exposed in the ditch.

The geocomposite drain shall be installed in accordance with the manufacturer’s recommendations.

The geocomposite drain and the perforated pipe shall be totally enclosed in drainage geotextile. The drainage geotextile shall be attached and overlapped as recommended by the geocomposite drain manufacturer.

605-4.01 METHOD OF MEASUREMENT. Add the following: Fin drains will be measured by the meter of pipe excluding the drain pipe.  The drain pipe shall be measured in accordance with section 603.

Cleanout pipe and flexible marker posts will not be measured for payment.

605-5.01 BASIS OF PAYMENT. Add the following: No separate payment will be made for excavation, backfill, geocomposite drain, drainage geotextile, porous backfill, embankment Material Type D, cleanout pipe, or flexible marker posts, these items will be subsidiary to the fin drain pay item.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

605(7-150)	150 mm Fin Drain	Meter

(6/12/95)R44M

SECTION 606

GUARDRAIL

Special Provisions

606-1.01 DESCRIPTION. Add the following: This work shall also consist of installing slotted rail terminals at the locations shown on the plans, and installing curbing for drainage control, as shown on the plans or as directed by the Engineer.  This work shall also include the installation of new thrie beam transition brackets and thrie beam railing.

606-2.01 MATERIALS. Add the following: Slotted Rail Terminals shall be SRT-350’s manufactured by Syro, Inc., Western Division, P.O. Box 99, Centerville, Utah 84014. Telephone 801-292-4461.

Flexible markers shall have yellow reflective sheeting and be one of the following types or equivalent:

1.	“Guardrail Delineator Post” manufactured by Carsonite International, 2900 Lockheed Way, Carson City, Nevada 89701.

2.	“Guardrail Delineator” manufactured by Safe-Hit Corporation, 1930 West Winton Avenue, Building 11, Hayward, California 94545.

3.	“Flex-o-Guide”, Model EY426 manufactured by Flexible Safety Zoning Company, 4152 Warren Avenue, Hillside, Illinois 60162.

Treated timber for curbing shall conform to subsection 710-2.06 and hardware shall conform to subsection 710-2.07.

Wire Cable shall conform to subsection 709-2.02.

606-3.01 POSTS. Add the following: Posts for slotted rail terminals shall be installed per the manufacturer’s recommendations. All guardrail posts, wood or steel, shall be 1.8 meters in length.

606-3.02 RAIL ELEMENTS. Add the following: Guardrail elements shall be factory bent for all radii less than 25 meter. Rail elements for slotted rail terminals shall be installed per the manufacturer’s recommendations.

606-3.03 REMOVAL AND RECONSTRUCTION OF GUARDRAIL. Add the following: Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 7 calendar days after removal.

Guardrail located within 15 meters of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed.

Add the following subsections:

606-3.06 FLEXIBLE MARKERS. For each slotted rail terminal, a flexible marker shall be attached to the extreme piece of rail. The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer. The flexible markers shall have a minimum of 530 millimeters of marker extending above the top of the guardrail. The reflective tape shall face the nearest oncoming traffic.

606-3.07 EMBANKMENT WIDENING. Embankment widening for guardrail end treatments shall be constructed of selected material, Type A in accordance with Section 203.

606-3.08 LENGTH OF NEED VERIFICATION. After shaping the slopes and staking all proposed guardrail locations, the Contractor shall notify the Engineer to field verify the beginning and ends. The staked location of the guardrail will be approved by the Engineer prior to installation. The Engineer may determine that additional guardrail is necessary, and the Contractor shall comply without delay.

606-3.09 RAIL CURB. Where shown on the plans or as directed, rail curb shall be installed for storm runoff and erosion control. The type of rail curb shall be selected by the Contractor and installed such that the top surface projects 100 mm above the final finish roadway surface. Attachment to posts shall be field approved by the Engineer.

Add the following subsection:

606-3.11 GUARDRAIL/BRIDGERAIL CONNECTION.   Guardrail/bridgerail connections shall be installed in accordance with the details on the plans and Standard Drawing G-29.

606-4.01 METHOD OF MEASUREMENT. Add the following to the first paragraph:  Guardrail/Bridgerail Connections will be measured per each installed and accepted in place. Each guardrail/bridgerail connection will include a 3.81 meter section of thrie beam guardrail, a 1.90 meter thrie beam to standard w-beam transition, thrie beam transition bracket, posts, and all associated hardware.

Item 606(27), Slotted Rail Terminal, will be measured per each completed installation which shall include all labor, equipment and materials. Materials for the slotted rail terminals include the anchor cable assembly, terminal posts, terminal end, rail elements, posts and blocking, flexible marker, and all associated hardware necessary to install the terminal. These items will not be measured for payment. The end of the slotted rail terminal and the beginning of W-beam guardrail will be as shown on the manufacturer’s drawings. Item 606(28) Rail Curb, will be measured by the meter of rail curb in place and shall include all labor and materials necessary for a complete installation.

Standard W-Beam end sections used to terminate guardrail runs not identified to have a slotted rail terminal will not be measured for payment, but will be subsidiary to Item 606(1) W-Beam Guardrail.

Where the guardrail is connected to a terminal section, the pay limit for the rail will end where the specified terminal section begins.

606-5.01 BASIS OF PAYMENT. Add the following: Selected material, Type A will be measured and paid in accordance with Section 203.

Add the following pay items:

###### Pay Item No.	Pay Item	Pay Unit

606(12)	Guardrail/Bridgerail Connection	Each

606(27)	Slotted Rail Terminal	Each

606(28)	Rail Curb	Meter

R45aM

SECTION 611

# RIPRAP

Special Provisions

611-1.01 DESCRIPTION. Add the following: This work shall also consist of the removal of trees, brush, overburden and other debris covering existing riprap in preparation for the placement of new riprap.

611-3.01 CONSTRUCTION REQUIREMENTS. Add the following: The removal of trees, brush, overburden and other debris in preparation for the placement of riprap to repair existing installation shall be accomplished in a manner which minimizes the displacement of the existing riprap and the introduction of soils and debris into Grouse Creek.

After the existing riprap has been prepared, the Engineer will determine the areas where new riprap toe will be installed. Construction of the riprap toe shall conform to this section.

Riprap used to repair existing installations shall conform to this section.

Voids in the existing riprap shall be filled by placing new riprap rocks individually to maximize the interlocking with the rock already in place.

# SECTION 615

# STANDARD SIGNS

Special Provisions

615-2.01 MATERIALS. Add the following to the end of the first sentence of the fifth paragraph: “the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual.”

Add the following: Wide flange posts shall also be hinged and equipped with the multi-directional breakaway load concentration coupler hinge plates.

615-3.01 CONSTRUCTION REQUIREMENTS. Add the following to the sixth paragraph: When existing signs are to be salvaged, the remaining foundation shall be removed, abandoned in place, or if located within the roadway structural section shall be disposed of in a manner as approved by the Engineer. If they are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than 300 millimeters below roadway subgrade or unimproved ground, whichever applies. All signs and posts at a single installation shall be considered as one unit.

Add the following after the sixth paragraph: Salvaged sign panels, if designated by the Engineer, shall be delivered to the State Maintenance Yard in Seward.

615-3.02 SIGN PLACEMENT AND INSTALLATION. Add the following: Existing signs shall not be removed without authorization from the Engineer. They shall be kept in service until either the new signs have been installed, or they are no longer needed. As the work progresses, if their locations do not conform to Standard Drawing S-05.00[M], they shall be reinstalled at locations approved by the Engineer.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign. Installation dates shall be written in the format of month/day/year, using black permanent marker, with numbers a minimum of 75 mm in height, so as to be readable from the roadside after installation.

615-4.01 METHOD OF MEASUREMENT. Add the following to the second paragraph: Concrete used for sign bases will be considered subsidiary to other work under this section and will not be measured for payment.

615-5.01 BASIS OF PAYMENT. Add the following: Payment for keeping existing signs in service until they are no longer needed, or temporarily relocating existing signs, will not be paid for directly, but will be subsidiary to Item 615(1), Standard Signs.  (8/15/97)R50M

Payment for removal of existing sign post foundations, or work required to abandon them in place, shall be subsidiary to item 202(1) Removal of Structures and Obstructions.

# SECTION 617

# RAILROAD CROSSINGS

Special Provisions

617-1.01 DESCRIPTION. Add the following: Work on this project involving the Alaska Railroad Corporation (ARRC) includes rewiring and installing foundations, and conduits for a temporary crossing.

617-1.02 SCOPE-OF-WORK. Add the following subsection:

PHASE I	Install Temporary Crossing

a.	The ARRC will install new crossing gates at the temporary crossing location.

PHASE II	Remove Existing Railroad Crossing

a.	The ARRC will remove cantilever masts and lights, controller and crossing gates. These items will be transported by the ARRC to their Anchorage maintenance yard. If equipment is reusable and put back into stock the Department will receive a credit based on the remaining service life. The ARRC will notify the Contractor, through the Engineer, when this work item is complete and removal of the bases, etc. can begin.

b.	The Contractor shall remove and dispose of concrete cantilever bases, metal gate bases, controller foundation, junction boxes and conduit.  The Contractor shall backfill the holes with Selected Material, Type C.

c.	The ARRC will remove the existing crossing pads and dispose of them as required at the States expense, or if

salvageable a credit will be applied accordingly.

- The Contractor shall remove the asphalt approaches and grade the Railroad embankment through the removed crossing to match the adjacent embankment.

e.	The Contractor shall regrade the Railroad mainline embankment and ditch for drainage. The Contractor shall obliterate the roadway on both sides of the Railroad tracks as shown on the plans.

Power will be maintained to the relocated Railroad load center to operate a track defect detector that will be installed by the ARRC in the future.

The Contractor may elect to modify these plans or submit alternative sequencing plans. All modified and/or alternative construction sequencing plans shall be submitted for approval of the Engineer and the ARRC. The Contractor shall allow 10 days for review of any submitted plan. Changes in the plan resulting from unforeseen circumstances may be allowed during construction, provided a minimum of 48 hours are allowed for review, and the changes are approved by the Engineer. All plans submitted must also meet the approval of the ARRC.

Any changes, by the Contractor, in contract scheduling that result in the conditions of this specification not being met shall be the responsibility of the Contractor and additional coordination with the ARRC will be required.

617-3.01 CONSTRUCTION REQUIREMENTS. Delete subparagraph d., under numbered paragraph 1. General, and add the following: The Alaska Railroad shall furnish and install all wire, signal equipment, and all other work and material necessary to obtain a complete and operational system. All costs for this work shall be paid for by the Department.

Add the following under numbered paragraph 1. General:

e.	Since the work shall be on or about ARRC mainline track, it shall be necessary for the Contractor to schedule the work so that conflicts with ARRC traffic shall be kept to a minimum. Contractor shall submit the proposed schedule for performing the required work to ARRC ten (10) days prior to the Preconstruction Conference. Include the number of days required for each item of work or segment thereof.

f.	Track closures are at the discretion of the ARRC and will be evaluated on a case-by-case basis. All work affecting the Railroad must fall within the time constraints set by the ARRC. Trains are scheduled through the project area every one to three hours (average).  Closures can be scheduled with the ARRC no more than 24 hours before the closure time, however, the Railroad will make every effort to allow more than 24 hours notice.  Railroad crossings must have an operating signal or railroad flagging at all times. If the Contractor chooses to establish or operate a temporary crossing for his use, he shall obtain all permits and bear all costs associated with the crossing.  All work shall be coordinated through the Engineer with the ARRC Chief Engineer.

g.	All work on, or within 6 meters of the active track, shall require full flag protection and/or slow order protection, as may be necessary.

h.	At the close of each work day, inform the Engineer or his representative of the location and nature of the work to be performed the following day. Secure prior approval from ARRC for any item of work resulting in delay to traffic, including slow orders. Submit requests for approval at least 24 hours in advance of the work.

617-5.01 BASIS OF PAYMENT. Add the following: Payment for work that is performed by the ARRC, and is not part of temporary Railroad crossings requested by the Contractor for his own use, will be by the Department through the utility agreement. This includes Railroad flagging, which is required when working within 6 meters of the track centerline.

Selected Material, Type C, Crushed Aggregate Base Course, and Temporary Asphalt required to build the highway detour will be paid for separately under their respective sections.

All traffic control measures required will be paid for separately under their respective section.

Payment for surveying will be under Item 642(1) Construction Surveying.

SECTION 618

# SEEDING

Special Provisions

618-1.01 DESCRIPTION. Add the following: Seeding under Item 618(1) Seeding, is defined as any seeding operation deemed necessary by the Engineer due to observation of inadequate growth resulting from the preliminary seeding operation performed under Section 641 as well as the final seeding.

618-2.01 MATERIALS. Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

618-3.01 SOIL PREPARATION. Add the following: Seed shall be applied as detailed below immediately after the shaping of the slopes. All slopes to be seeded shall be covered with topsoil in accordance with Section 620 and prepared by “walking” a dozer transversely up and down the slopes, or graded with a scarifying slope board, as determined by the Engineer. The resultant indentations shall be perpendicular to the fall of the slope. This should be completed as soon as topsoil is placed on the slopes. The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted. Where the fill is adjacent to wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not encroach on the wetlands.

618-3.03 APPLICATION METHOD. In the first sentence of subparagraph b., under numbered paragraph 1. Hydraulic Method, delete the following: “and/or limestone, Item 618(4),”.

Add the following: Seed, mulch and fertilizer shall be applied as follows per hectare (ha). If the hydraulic method for seed and mulch is used, it shall be made in one application. All fertilizer shall be applied by the hydraulic method.

| Item | Ingredients | Application Rate (per ha) |
| --- | --- | --- |
| Seed Mix | Bering Hairgrass (Norcoast) Red Fescue (Arctared) Annual Ryegrass (Lolium) | 20 kg 20 kg 10 kg Total=50 kg |
| Mulch |  |  |
| 3:1 |  | 2245 kg |
| >3:1 to 2:1 | add tackifier | 2245-2805 kg |
| Fertilizer | 20-20-10 | 586 kg |

The Contractor shall not remove the required tags from the seed bags.

618-3.04 MAINTENANCE OF SEEDED AREAS. Add the following: A reapplication of fertilizer shall be applied with water between May 1 and June 1 of the year following seeding at a rate of one-half the initial application. Prior to final inspection, all seeded areas not showing adequate growth, as determined by the Engineer, shall be reseeded.

618-4.01 METHOD OF MEASUREMENT. Delete the second paragraph and substitute the following: Seeding by the kilogram will be the number of kilograms of seed (dry measure) accepted in place. The amount of fertilizer, mulch and water for application used in this work, including any required reseeding, will be subsidiary to this item and will not be measured separately for payment.

Delete the third paragraph and substitute the following: Water used in maintenance of seeded areas will be measured by the kiloliter, by means of calibrated tanks or distributors, accurate water meters or by weighing. The conversion factor of 1.00 kilogram per liter will be used in converting weights to liters.

Delete the fourth paragraph and substitute the following: Ground limestone, when required, will be measured by the megagram of material acceptably placed.

Delete the last paragraph.

618-5.01 BASIS OF PAYMENT. Add the following after the first paragraph: Fertilizer, mulch and water for application, including any required reseeding, will not be paid for directly, but will be subsidiary to seeding.

The work described under subsection 618-3.01 Soil Preparation will not be paid for directly but will be subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to seeding.

(6/7/99)R52aM

SECTION 619

SOIL STABILIZATION

## Special Provisions

619-3.02 APPLICATION. Add the following: Slopes with lateral seeps shall be evaluated for fin drain installation or slope stabilization before applying matting. Treatment of such areas may be deferred until the end of slope finishing unless there is a risk of a major failure. In such event, the Engineer will direct repairs to be made by redressing and matting, by slope stabilization, or by other means in accordance with Section 641.

SECTION 620

TOPSOIL

Special Provisions

620-2.01 MATERIALS. Delete this subsection in its entirety and substitute the following: Topsoil shall conform to the requirements of Section 726.

620-4.01 METHOD OF MEASUREMENT. Add the following: Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1) Topsoil.

(9/11/96)R53

### SECTION 621

# PLANTING TREES AND SHRUBS

Special Provisions

621-1.01 DESCRIPTION. Delete this subsection and substitute the following: This work shall consist of furnishing, planting and maintaining seedlings, shrubs and willow bundles as shown on the plans. Seedlings shall consist of tree and shrub species shown on the plans and shall be 450 mm to 600 mm in height above ground at the time of planting.

621-2.02 FERTILIZER. Add the following: A regular release, 8-32-16 (nitrogen-phosphoric acid-potassium) fertilizer in granular form shall be used with all seedlings, shrubs and willow bundles. The fertilizer shall be mixed with soil at the manufacturer’s recommended application rate.

621-3.03 PLANTING. Delete item 1. Plant Season, and substitute the following:

1.	Plant Season.

a.	Locally Grown: When locally grown seedlings and shrubs are furnished for the project, they shall be planted between June 1st and September 15th.

b.	Imported: When plants are shipped in from out-of-state, handling shall be in accordance with the nursery recommendations. Plants imported from out-of-state shall be planted between June 1st and August 15th.

c.	Willow Bundles: Willow bundles shall be planted between May 1st and June 15th.

Delete paragraph c. under item 2. Excavation and substitute the following:

c.	Planting pits for seedlings and shrubs shall be as shown on the plans. Trenches for willow bundles shall be as shown on the plans.

Add the following to item 5. Placing Plants:

d.	Seedlings, shrubs and willow bundles shall be planted as shown on the plans.

Add the following to item 6. Backfilling: Seedlings, shrubs and willow bundles shall be backfilled with topsoil mixed with fertilizer at the manufacturer’s recommended application rate.

Standard Modification

Under item 2. Excavation, replace paragraphs b. and c. with the following:

b.	Make pits for trees at least 2-5 times the diameter of the root ball or the spread root system of bare-root trees. Make the depths of pits for trees at least 600 mm and as much deeper as may be necessary to provide a minimum depth of 225 mm below the bottom of the ball or spread root system of the tree when placed at the proper elevation.

c.	Make pits for shrubs at least 2 times the diameter of the root ball or spread root system. Keep the depths of pits for shrubs at least 300 mm and as much deeper as may be necessary to provide 150 mm minimum below the bottom of the ball or spread root system when the shrub is placed at the proper elevation. (6/25/99) M 76

Special Provisions

621-3.04 PERIOD OF ESTABLISHMENT. Add the following: The Period of Establishment for seedlings and shrubs shall extend from May 1st to September 30th.

Seedlings and shrubs shall receive a reapplication of fertilizer applied by driving a 1.6 ounce fertilizer spike of the same chemical proportions as the initial application into the ground at the drip line of each plant. The reapplication shall be performed between May 15th and May 31st.

Shrubs shall receive an additional reapplication of fertilizer as described above between June 15th and June 30th.

621-3.06 PLANT REPLACEMENTS. Delete this subsection and substitute the following: In 2001, prior to June 30, the Engineer and a representative of the Contractor shall inventory all seedlings and shrubs planted on the project to determine the number of dead or unhealthy plants. If the number of dead or unhealthy seedlings and shrubs is lower than 25 percent of the quantities originally planted, then no plant replacements will be required.

If the number of dead or unhealthy seedlings and shrubs is higher than 25 percent of the quantities originally planted, the Contractor shall replace a sufficient number of plants to increase the number of healthy seedlings and shrubs to 75 percent of the quantities originally planted.

Replacement seedlings and shrubs shall be of the same species and size of the original plantings and in healthy condition. Replacement planting shall be performed between July 1 and July 15, 2001 in accordance with original planting procedures. The Engineer will select which of the dead or unhealthy plants shall be replaced.

The Contractor shall be responsible for resetting of any seedlings or shrubs to an upright position or to proper grade, and for the removal of any dead seedlings or shrubs.

621-3.07 MAINTENANCE. Add the following: The Contractor shall deep water all seedlings and shrubs immediately after planting. Deep watering shall provide water penetration throughout the entire root zone to the total depth of the planting pits with a minimum of run-off. Rain will not be considered a substitute for deep watering unless permitted by the Engineer.

The Contractor shall deep water all seedlings and shrubs according to the following maintenance schedule:

1.	Deep water all seedlings and shrubs at least twice a week during the first 45 days after planting. If these 45 days extend past September 30, the twice-weekly deep watering is to cease after that date and resume on May

of the following calendar year. If these 45 days do not extend past September 30, additional deep watering in the planting year after these 45 days expire shall be as follows:

a.	Once a week in June and July.

b.	Once between August 10 and August 20.

c.	Once during the last week in September.

2.	Deep water all seedlings and shrubs during the Period of Establishment as follows:

a.	Once a week during May, June and July.

b.	Once between August 10 and August 20.

c.	Once during the last week in September.

3.	The Engineer may direct the Contractor to deep water all seedlings and shrubs past September 30th or provide supplemental waterings at any time during the life of the project if weather conditions are excessively warm or dry.

4.	The Engineer may direct the Contractor to deep water all conifer tree seedlings and shrubs prior to freeze-up in order to minimize over-wintering desiccation.

Watering equipment shall be equipped with, or followed by a vehicle equipped with a Type B advance warning arrow panel using caution mode in accordance with Part VI of the Alaska Traffic Manual.

621-4.01 METHOD OF MEASUREMENT. Delete this subsection in its entirety and substitute the following: The quantity to be paid for shall be the actual number of seedlings, shrubs, and willow bundles furnished, planted and maintained in accordance with the plans and specifications, and as accepted by the Engineer.

Water for maintenance of seedlings and shrubs shall be measured under Item 618(3) Water for Seeding.

621-5.01 BASIS OF PAYMENT. Add the following: Use of a Type B advance warning arrow panel for watering under this section will not be paid for directly, but will be subsidiary to Item 621(8) Water for Maintenance.

Fertilization as set forth in Subsection 621-3.04 Period of Establishment will not be paid for directly, but will be subsidiary to Item 621(7) Furnishing and Planting Seedlings.

Payment for 621(7) Furnishing and Planting Seedlings will be made at the rate of 90 percent of the bid unit price for each unit planted in 2000. The balance withheld for all 2001 plantings will be paid when the Contractor fulfills the requirements of Subsection 621-3.06 Plant Replacements.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

621(7)	Furnishing and Planting	Each

## Seedlings

(10/1/91)R133

SECTION 622

REST AREA FACILITIES

622-1.01 DESCRIPTION. Add the following:

- Perimeter fence.

622-4.01 METHOD OF MEASUREMENT.  Add the following:

Perimeter Fence.  Measurement of fence will along the top of the fence

622-5.01 BASIS OF PAYMENT. Add the following:

Perimeter Fence.  Payment will be made at he unit price per meter of fence installed.

SECTION 631

GEOTEXTILE FOR

# SUBSURFACE DRAINAGE AND EROSION CONTROL

Special Provisions

631-2.01 MATERIALS. Replace the first sentence with the following: Thread used for sewing shall conform to Class A Erosion Control fabric as per subsection 729-2.02 Subsurface Drainage and Erosion Control.

Add the following: Cushion material shall consist of screened excavation containing no organics, with a maximum size of 75 mm.

631-5.01 BASIS OF PAYMENT. Add the following: All excavation, embankment and cushion material required for the placement of geotextile shall be considered incidental to Item 631(1) Geotextile.

Delete the pay items and substitute the following:

Pay Item No.	Pay Item	Pay Unit

631(1)	Geotextile	Square Meter

SECTION 639

# DRIVEWAYS

Special Provisions

639-3.01 BASIS OF PAYMENT. Delete the last paragraph and substitute the following: The contract unit price for driveways shall be full compensation for furnishing all equipment and labor necessary to complete the work as specified. Excavation in driveways and indicated side streets will not be measured for payment but will be considered incidental to this work. Crushed Aggregate Base Course and Asphalt Concrete Pavement Type II required to construct driveways will be paid for separately under the respective items listed in the bid schedule.  Excavated material meeting the minimum requirements of Selected Material will not be paid for directly, but will be considered subsidiary to driveways.

(2/12/98)R225

SECTION 640

# MOBILIZATION AND DEMOBILIZATION

Standard Modification

640-2.01 METHOD OF MEASUREMENT.  Delete items 3. and 4. and substitute the following:

3.	The remaining balance of the amount bid for this item will be paid after all submittals required under the Contract are received and approved.  (06/25/99) M 77

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01 DESCRIPTION. The Contractor shall comply with the EPA General Permit for Stormwater Discharges From Construction Sites, Parts II, III, IV, V, VI, and VIII in order to plan, provide, and maintain temporary and permanent control of erosion, water pollution, and hazardous materials contamination.

Furnish, place, maintain, and remove temporary silt fence and other control measures as shown in the plans or as directed.

This work will also include the construction of permanent ditch blocks as detailed in the plans.

641-1.02 DEFINITIONS.

1.	Erosion and Sediment Control Plan (ESCP). The Department’s general plan for the permanent and temporary control of erosion and sedimentation during construction of the project as contained in the plans and specifications, and supplemented by the Department’s Erosion Prevention and Sediment Control Plan - Policy and Procedures; Guide to Preparing Erosion Prevention and Sediment Control Plans and Best Management Practices for Construction Erosion and Sediment Control. The Department’s ESCP is shown on the plans.

2.	NPDES General Permit. The EPA reissued the NPDES General Permit for Storm Water Discharges from Construction Activities (Fed. Reg. Vol. 63, No. 31, Tuesday, February 17, 1998). Compliance with this permit is required by the EPA for any earth disturbing industrial activity involving more than 2.02 hectares of land. See Appendix A of the DOT&PF Storm Water Manual.

3.	Storm Water Pollution Prevention Plan (SWPPP). The detailed site-specific plan prepared by the Contractor for the temporary and permanent control of erosion and sedimentation during construction of the project. The SWPPP is based upon the ESCP, and prepared according to guidance provided in the National Pollutant Discharge Elimination System General Permit for Storm Water Discharges from Construction Sites (NPDES General Permit).

4.	Hazardous Material Control Plan (HMCP). The Contractor’s detailed plan for the prevention, containment, cleanup, and disposal of hazardous waste material, including petroleum products generated by construction equipment or activities. Included in the HMCP is a list of quantities and types of equipment and materials available on site to be used for hazardous substance containment and cleanup. The plan also describes how and where construction equipment fueling and maintenance activities will be carried out and controlled.

5.	Notice of Intent (NOI) to utilize the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-9) giving notice to the U.S. Environmental Protection Agency (EPA) that work will be conducted in compliance with the NPDES General Permit. The NPDES General Permit authorizes discharges of storm water from construction activities involving more than 2.02 hectares of land. The Contractor prepares the NOI, and submits it to the Department a minimum of 5 days before the preconstruction conference for approval.

6.	Notice of Termination (NOT) of coverage under the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-7(8-98)) that constitutes notice that the project site has been finally stabilized or when an Operator of a construction activity, as defined in the NPDES General Permit, changes. The Contractor prepares the NOT, and submits it to the Engineer once final stabilization of the project site has been completed.

7.	Final Stabilization is when all soil disturbing activities at the site have been completed and a uniform perennial vegetative cover, with a density of 70 percent of the cover for unpaved areas not covered by permanent structures, has been established, or equivalent

permanent stabilization measures (such as the use of riprap, gabions, or geotextiles) have been employed. The Engineer determines when final stabilization has occurred.

8.	Project Summary is a brief description of the activities to be covered under the NPDES General Permit. This shall be on a single sheet and shall describe the areas to be disturbed to the nearest hectare, the primary pollutants expected from the activities, and the type of treatment to be provided.

9.	Best Management Practices (BMP) is defined as any program, technology, process, siting criteria, operating method, measure, or device which controls, prevents, removes, or reduces pollution.

641-1.03 SUBMITTALS. The Contractor shall submit the following items for approval a minimum of 5 days prior to the preconstruction conference:

1.	Draft Storm Water Pollution Prevention Plan (SWPPP).

2.	Hazardous Material Control Plan (HMCP).

3.	Notice of Intent (NOI).

4.	Project Summary.

The Engineer will review submittals within 14 calendar days. If required for approval, the Contractor shall modify the submittals within 5 calendar days of receiving comments from the Engineer.

The Contractor’s SWPPP shall be prepared and stamped by a professional engineer currently registered in the State of Alaska. The Department will review the draft SWPPP, and either approve it, or recommend changes. The Contractor shall make the necessary revisions to obtain the Department’s approval of the SWPPP. The approved SWPPP becomes the project SWPPP and shall be signed and certified by the Contractor and the Department in accordance with the NPDES General Permit.

The Contractor shall implement all measures in the SWPPP and ensure that it remains current.

Once the Contractor’s SWPPP is approved, the Engineer will submit the Contractor’s NOI along with the Department’s NOI to the EPA via Certified Mail. The Engineer will also submit copies of the NOI, the SWPPP, and the Project Summary to the State of Alaska Department of Environmental Conservation (DEC) Storm Water Coordinator. Earth disturbing work shall not begin until the Contractor receives in writing: 1) Department approval of the Contractor’s SWPPP, and 2) notification that 48 hours have passed since the NOIs were postmarked to EPA and DEC.

The following shall be posted at the construction site:

1.	NPDES Permit number if available, or a copy of the NOI.

2.	Name and phone number of Contractor’s local contact person.

3.	Project Summary.

4.	The location of a SWPPP available for viewing by the public.

The Contractor shall amend the SWPPP within 7 days, when requested by the Engineer. All SWPPP amendments shall be prepared and stamped by a professional engineer currently registered in Alaska. The approval process for amendments to the SWPPP is the same as with the Contractor’s draft SWPPP.

If a storm event occurs where storm water discharges pose a threat to water quality, the Contractor shall take immediate action to preclude pollution subject to the directive of the Engineer. An amended SWPPP covering the emergency measures that were taken shall be submitted to the Engineer within 7 days of the storm event.

Prior to project closeout and Contractor demobilization, the Contractor and Engineer shall review the project to determine if all areas disturbed by construction meet the requirements for final stabilization. When final stabilization has been accomplished, the Contractor shall submit a signed Notice of Termination (NOT) to the Engineer.

641-1.04 STORMWATER POLLUTION PREVENTION PLAN MANAGER. The Contractor shall provide an Stormwater Pollution Prevention Plan Manager, hereafter referred to as Manager, to oversee the installation, maintenance and removal of erosion and pollution control structures as detailed in the plans and/or as directed. The primary job of the manager shall be work related to this section. The individual given the position of manager must be a qualified and capable independent thinker who can immediately recognize a situation wherein erosion and/or pollution is occurring or is imminent. During any period of time during which soils are exposed he must have the contractor’s authority to take immediate corrective action, whether of his own volition or at the directions of the Engineer, by whatever means are necessary for any potential or actual erosion and/or pollution situation. He must be well versed in the requirements of this section, the Best Management Practices and the Environmental Commitments as well as in the application and/or installation of preliminary seeding, matting, silt fence, check-dams etc.

The manager shall be responsible for the maintenance of erosion and pollution control measures on a 24-hour basis as required to ensure that all erosion and pollution control measures in place are functional and additional measures, as may be needed, are installed.

All erosion and pollution control measures shall be inspected at least daily. Inspections shall be recorded in a bound field book supplied by the Engineer. The field book shall remain the property of the Engineer. The inspection record shall note the condition of in-place erosion and pollution control measures, any maintenance performed, and any adjustments, additions or deletions to the system.

641-1.05 STORM WATER POLLUTION PREVENTION PLAN.

The Contractor shall prepare the SWPPP. The SWPPP shall cover all ground disturbing activities designated by the contract including offsite support activities. Examples of support activities are; concrete or asphalt batch plants, equipment staging yards, overburden and material stockpiles, excavated material disposal areas, borrow areas, etc., which are used solely by the permitted project. In contrast, commercial operations which can not be covered under this permit, are defined as those operations that serve multiple unrelated projects and would continue to operate after project completion.

A detailed description of the required contents of the SWPPP are found in the 1998 NPDES General Permit for construction activities in Alaska. The SWPPP shall follow the format presented in the NPDES General Permit and address all storm water discharge control and management issues identified in the ESCP. The SWPPP shall include the following:

1. Site Description.

a.	A description of the nature of the construction activity.

b.	A description of the intended sequence of major ground disturbing activities such as grubbing, excavation, grading, or utility installation.

c.	Estimates of the total area of the site and the total area of the site that is expected to be disturbed including offsite support areas.

d.	Estimates of the runoff coefficient of the site for pre-construction and post-construction conditions and data describing the soil or quality of any discharge from the site.

- A general location map and a site map showing the following:

(1)	drainage patterns

(2)	approximate slopes after grading

(3)	areas of soil disturbance and undisturbed areas

(4)	locations of major structural and nonstructural controls identified in the SWPPP and locations where stabilization is expected to occur

(5)	locations of offsite material, waste, borrow or equipment storage areas

(6)	locations of surface waters, including wetlands, and the locations where storm water discharges to surface waters

f.	Location and description of any discharge associated with industrial activity other than construction, and location of storm water discharges from dedicated asphalt or concrete plants covered by this permit.

g.	Name of the storm water discharge receiving water(s). The aerial extent and description of wetlands or special aquatic sites at or near the project site which will be disturbed or receive storm water discharge.

h.	A copy of the 1998 NPDES General Permit which can be an appendix to the SWPPP.

i.	Information on whether listed threatened or endangered species, or their critical habitat, are found in proximity to the project and off site support areas, and whether such species or habitat may be affected by storm water discharges or related activities.

2. 	Controls. The SWPPP shall include a description of appropriate control measures (BMP) which will be implemented as part of the construction activity to control pollutants in storm water discharges.

The SWPPP shall clearly describe, for each major soil disturbing activity described in 1b above, the appropriate control measures and the general timing (or sequence) during the construction process that the measures will be implemented, and who (Contractor or subcontractor) will be responsible for implementation.

The description and implementation of controls shall address the following minimum components:

a.	Erosion and Sediment Controls.

(1)	Short and Long Term Goals and Criteria designed to retain sediment on site to the extent practicable, and shall include off site support areas.

(2)	Stabilization Practices and implementation schedule. This shall include a description of interim and permanent stabilization practices such as the preservation of vegetative cover, temporary and permanent vegetation establishment, mulching, geotextiles, etc.

The following records shall be maintained and attached to the SWPPP:

(a)	the dates when major grading activities occur;

(b)	the dates when construction activities cease on a portion of the site, either temporarily or permanently;

(d)	and the dates when stabilization measures are initiated.

(3)	Structural Practices. This shall include a description of structural practices to divert flows from exposed soils, store flows, or otherwise limit runoff and discharges. Examples of structural practices include but are not limited to silt fences, earth dikes, drainage swales, sediment traps, check dams, subsurface drains, and temporary and permanent sediment basins.

b.	Storm Water Management. A description of measures that will be installed during construction to control pollutants in storm water discharges that will occur after construction operations. Examples of storm water management measures include but are not limited to storm water detention structures (wet ponds), storm water retention structures, flow attenuation, on site filtration, and sequential systems.

c.	Other Controls. This section shall address measures to be used to minimize dust and offsite vehicle tracking of sediments; a description of any on site material storage and measures to be used to minimize exposure of the materials to storm water, and measures to be used for spill prevention and response; a description of pollutant sources from areas other than construction and a description of controls. The SWPPP shall also include a description of measures necessary to protect listed endangered or threatened species or critical habitat.

The SWPPP shall be amended whenever there is a change in design, construction, operation, or maintenance, and shall be updated to remain consistent with any changes applicable to protecting surface water resources.

3. 	Maintenance. All erosion and sediment control measures and other protective measures identified in the SWPPP must be maintained in effective operating condition. If the required inspections described in the following item identify BMP that are not operating effectively, maintenance shall be performed before the next anticipated storm event, or as necessary to maintain the continued effectiveness of storm water controls. If maintenance prior to the next anticipated storm event is impracticable, maintenance must be scheduled and accomplished as soon as practicable.

4. 	Inspections. Qualified personnel shall inspect the following:

a.	Disturbed areas of the construction site that have not been finally stabilized.

b.	Areas used for storage of materials that are exposed to precipitation.

c.	Structural control measures.

d.	Locations where vehicles enter or exit the site.

Inspections shall occur at least once every 7 calendar days and within 24 hours of the end of a storm event of 12.5 mm or greater of rain. Based on the results of the inspection, the SWPPP shall be modified as necessary to include additional or modified BMP to correct identified problems. Revisions to the SWPPP shall be completed within 7 days following inspections. If modifications to existing BMP are necessary, implementation shall be completed within 7 days.

The Contractor is eligible for a waiver of monthly inspection requirements until one month before thawing conditions are expected to result in a discharge, if all of the following requirements are met:

a.	The project is located in an area where frozen conditions are anticipated to continue for extended periods of time (ie, more than one month).

b.	Land disturbance activities have been suspended.

c.	The beginning and ending dates of the waiver period are documented in the SWPPP.

5. 	Inspection Reports. The Contractor shall prepare a report with the following information:

a.	A summary of the scope of the inspection.

b.	Name(s) and qualifications of personnel making the inspection.

c.	The date of the inspection.

d.	Major observations relating to the implementation of the SWPPP.

e.	Any actions taken as the result of the inspection.

Inspection reports shall be made and retained as part of the SWPPP for at least three years from the date of final stabilization. The report shall also identify any areas of non-compliance. Where a report does not identify any incidents of non-compliance, the report shall contain a certification that the facility is in compliance with the SWPPP and NPDES General Permit and be signed by the Contractor in accordance with Part VI.G of the NPDES General Permit. All certifications shall be included as an appendix to the SWPPP. Inspection reports shall be submitted to the Engineer within three (3) days of the inspection.

6. 	Non-Storm Water Discharges. Except for flows from fire fighting activities, sources of non-storm water listed in Part III.A.2 or 3 of the NPDES General Permit that are combined with storm water discharges associated with construction activity, shall be identified in the SWPPP. The SWPPP shall identify and ensure the implementation of appropriate pollution prevention measures for the non-storm water component(s) of the discharge.

641-1.06 HAZARDOUS MATERIAL CONTROL PLAN REQUIREMENTS. The Contractor shall comply with all state and federal regulations which pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances. The Contractor shall prepare the HMCP. The HMCP shall detail the Contractor’s plan for fueling and maintaining equipment and machinery. The locations where fueling and maintenance activities are to take place, and any controls to contain the accidental spillage of petroleum products shall be identified. A list of potentially hazardous materials, including petroleum products to be used and/or stored on site, and their estimated quantities shall be provided in the HMCP. The Contractor’s plan for the disposal of waste petroleum products and/or other hazardous wastes generated by the project shall also be identified in the HMCP. Additionally, the Contractor’s plan for prevention, containment, cleanup and disposal of soil and water contaminated by accidental spills, and the Contractor’s plan for encountering unexpected contaminated soil and water during construction shall be detailed in the HMCP.

641-2.01 MATERIALS. Erosion and pollution control measures shall be accomplished utilizing BMP as specified in the SWPPP and HMCP. Ground disturbing activities shall only be undertaken after the seeding deadline under the following conditions:

1.	The SWPPP describes the work and controls to be taken to control storm water runoff after the seeding deadline.

2.	Personnel, materials, and equipment are on hand to accomplish the control measures identified in the SWPPP.

3.	All disturbed areas will be stabilized against erosion within 7 days of the temporary or permanent cessation of work on the slopes. Stabilization practices may include mulching, geotextile, sod, covering with sheet plastic, or other equivalent measures.

The silt fence filtration material shall meet the requirements of subsection 729-2.04 Sediment Control. Posts shall be either wood, steel, or synthetic material.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

Bales for Type “A” sediment filters may be comprised either of hay or straw. The trunk portion of sticks/brush used in Type “B” sediment filters shall not be greater than 50 mm in diameter. Rock for Type “C” sediment filters shall be Class I or Class II riprap.

The seed mixture to be used during preliminary seeding shall be the same as that specified in Section 618.

Temporary check dams shall be constructed of well graded shot rock approved by the Engineer.

Permanent ditch blocks shall be constructed as detailed in the plans.

CONSTRUCTION REQUIREMENTS

641-3.01 GENERAL. The Contractor shall comply with all requirements of the NPDES General Permit for Alaska, and shall implement all temporary and permanent measures identified in the SWPPP and plans. The Department and Contractor shall share responsibility for inspecting, and the Contractor’s representative shall prepare inspection reports per the requirements of the NPDES General Permit. Compliance with the NPDES General Permit does not reduce the Engineer’s authority to direct additional erosion control measures deemed appropriate. The Department reserves the right to hire another contractor to perform this work if the Contractor is unresponsive or a suitable agreement cannot be reached with the Contractor.

Prior to start of construction, the Contractor, his representative, the professional engineer who stamped the SWPPP, and the Engineer shall have an on site inspection to discuss the SWPPP implementation and the requirements under that plan.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water. The Contractor shall also be responsible for performing all fueling operations in a safe and environmentally responsible manner. Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

Silt fence shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of subsection 107-1.11, Protection and Restoration of Property and Landscape. Additional silt fencing may be required at other sites as directed by the Engineer.

The silt fence shall not be removed until slopes are stabilized from further erosion as determined by the Engineer. The silt fence shall be removed and disposed of off the project upon completion of construction at those sites. The fabric shall be cut off at ground level and the wire and posts shall be removed. The silt fence removal shall be performed in such a manner that retained silt is not discharged into wetlands or waterbodies. If a sediment height in excess of 200 mm above ground remains, the sediment shall be spread on the roadway side of the fence location and seeded immediately in accordance with Section 618, Seeding.

641-3.02 MATERIALS AND CONSTRUCTION REQUIREMENTS. Erosion and pollution control measures will be as shown on the plans, as directed by an issuing order, or as specified herewith. The following are the requirements for silt fence installation.

1.	Post Installation. Place posts a maximum of 2 meters apart and drive a minimum of 0.5 meters into the ground.

2.	Geotextile Placement. Install geotextile on posts in a vertical position and support by a wire mesh fence or self-support system. Height shall be as specified in the contract. Bury the bottom .5 meters of the geotextile in a minimum 50 mm wide by 50 mm deep trench on the up slope side of the fence. Backfill trench with tamped soil. Join adjacent sections of geotextile only at posts with a minimum of 50 mm overlap.

Sediment Filters shall consist of the following:

A.	Type “A” sediment filter shall consist of two (2) straw or hay bales and incidentals, and installed as detailed in the plans.

B.	Type “B” Sediment filters shall consist of bundles of sticks/brush no more than 150 mm in diameter from site clearing, tightly bound at a at 3 points approximately 900 mm apart with metal banding, rope, twine or other suitable material and incidentals, and installed as detailed in the plans.

C.	Type “C” Sediment filters shall consist of rock dams constructed as detailed on the plans.

The Contractor may submit for approval, alternative sediment filter designs.

Type “A”, Type “B”, or Type “C” or any other approved sediment filter may be used in any combination on the project, at the Contractor’s option.

Preliminary seeding is defined as the initial seeding operation performed on a given area. Preliminary seeding shall be completed by the hydraulic method in accordance with Section 618.

Settling pools will be excavated to the lines and grades as directed by the Engineer and constructed in accordance with the plans.

641-3.03 MAINTENANCE. The Contractor shall at all times properly maintain and operate all SWPPP features. Maintain the integrity of the silt fence as long as it is necessary to contain sediment runoff. Inspect daily and correct any deficiencies immediately. Remove and dispose of fence when adequate vegetative growth insures no further erosion of the slopes. Cut off the fabric at ground level and remove the wire and posts. Spread sediment when its height is in excess of 100 mm above the ground and seed in accordance with Section 618, Seeding.

Settling pools will require periodic maintenance and cleaning as they fill with sediment. This work will be done at the direction of the Engineer.

Sediment filters may be removed and disposed of after adjacent silt fencing has been removed. Sediment filters in other locations may be removed after receiving approval from the Engineer. Accumulated sediment exceeding 100 mm above original ground shall be spread out and seeded in accordance with Section 618.

When, in the opinion of the Engineer, conditions are such that the maintenance of the temporary erosion and control features are adversely affected, the Contractor shall be immediately notified in writing. The notice shall state the defect(s) and the corrective action(s) required. In the event that the Contractor neglects to take immediate corrective action, the Engineer may suspend all work on the project until satisfactory corrective action is performed. In the event the Contractor does not take corrective action within an appropriate time frame, the Engineer may order such work as deemed necessary to comply with regulations to be accomplished by outside forces. The cost of this work shall be deducted from any monies due or that may become due under the terms of the contract.

The Contractor shall maintain, inspect and retain maintenance records in accordance with the requirements of the General Permit.

641-4.01 METHOD OF MEASUREMENT. Item 641(1) Erosion and Pollution Control Administration, will not be measured for payment. The Engineer’s acceptance will constitute measurement.

Item 641(2) Erosion and Pollution Control, will be measured in the manner specified in the directive authorizing the work.

Silt fence will be measured by the meter along the top of the fence.

Item 641(4) Settling Pool, will be measured for each pool installed.

Item 641(5) Preliminary Seeding, will be measured along the slope and computed by the hectare seeded.

Item 641(7) Sediment Filter, will be measured by the actual number of Type “A”, Type “B”, Type “C”, or other approved sediment filters, either single or in combination, installed and accepted.

641-5.01 BASIS OF PAYMENT. Item 641(1) Erosion and Pollution Control Administration, will be full compensation for administration of erosion control including plan preparation and amendments, inspection, monitoring, reporting and record keeping.

Item 641(2) Erosion and Pollution Control, will be full compensation for providing all labor, equipment, and materials required to accomplish the work, as specified in the directive authorizing the work.

Payment for Item 641(3), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, maintain and remove the silt fence in accordance with these specifications.

Payment for Item 641(4) Settling Pool, will be full compensation for all required labor, equipment, and materials associated with creating, maintaining and reclaiming the pool. See the Erosion and Sediment Control Plans for settling pool details.

Payment for Item 641(5) Preliminary Seeding, will be considered full compensation for all required labor, equipment and materials associated with preliminary seeding. See the Erosion and Sediment Control Plans for further details.

Item 641(7) Sediment Filter, will be paid for at the contract unit price for each type “A”, Type “B”, or Type “C”, or approved other, installed, complete and in place, and then acceptably removed and disposed of.

No payment will be made for any erosion or pollution control measures which become required as a result of carelessness or negligence on the part of the Contractor, as determined by the Engineer.

Failure to diligently a) pursue work required by the approved SWPPP, b) respond to inspection recommendations and/or deficiencies in the SWPPP, c) implement erosion and sedimentation controls identified by the Engineer, will result in a permanent price adjustment under Item 641(6). If the Contractor does not respond within 2 hours of the Engineer’s directive, then an amount equal to five percent of the total amount earned from all previous and subsequent progress payments on the contract or $50,000 which ever is greater, will be withheld, and a permanent price adjustment made equivalent to:

1.	$500 per hour for the first 4 hours of non-action;

2.	$1,000 per hour for every hour over four, but less than 10;

3.	$1,500 per hour for every hour over 10 hours of non-action.

The Price Adjustment will cease when corrective actions are accepted by the Engineer. The Department reserves the right to hire another contractor to do corrective action, and to reduce the contract amount by this cost plus the cost to the Department implementing another contract.

In addition, a price adjustment equivalent to any penalties levied against the Department by the EPA or any other state and/or federal agencies for violations of the Clean Water Act and the NPDES General Permit will be made if the Department is issued a notice of violation by these agencies. This price adjustment shall be the actual cost of any fines levied against the Department. An amount equal to the maximum fine for the violation will be withheld temporarily until the actual cost of the fine is known. The difference, excluding any price adjustments will be released by the Engineer upon satisfactory completion of the

requirements of the NPDES General Permit. Penalties for violations are as stated in Part VI.A.2 of the Standard Permit Conditions of the NPDES General Permit. The Contractor shall also be responsible for the payment of his own fines.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution Control Administration	Lump Sum

641(2)	Erosion and Pollution Control	Contingent Sum

641(3)	Silt Fence	Meter

641(4)	Settling Pool	Each

641(5)	Preliminary Seeding	Hectare

641(6)	Erosion and Pollution Price Adjustment	Contingent Sum

641(7)	Sediment Filter	Each

R59aM

Delete Sections 614 and 642 and replace with the following:

# SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

Special Provisions

642-1.01 DESCRIPTION. Perform all surveying and staking essential for the completion of the project and perform the necessary calculations required to accomplish the work in conformance with the plans and specifications and standard engineering practice.

Furnish and install survey monuments and monument cases in conformance with the Plans or as directed.

Adjust existing monuments and monument cases to conform to the new elevations.

642-1.02 DEFINITIONS

1.	Monument: A fixed physical object marking a point on the surface of the earth; used to commence or control a survey; mark the boundaries of a parcel of land; or the centerline of a right-of-way corridor. Monuments will be Primary or Secondary, as shown on the plans.

2.	Point: Any identified spot located on the surface of the earth. For purposes of this definition, a point can be a PK nail, wooden hub, rebar, large nail or any other structure capable of being utilized as a marker.

3.	Witness Corner: A material mark or point usually placed on a property or survey line, at a known distance from a property corner or other survey point. A witness corner is employed to witness the location of a corner/point that cannot be monumented at its true location.

4.	Reference Monument: A material mark or point placed at a known distance and direction from a property corner or other survey point, usually not on a property or survey line. A reference monument is employed to perpetuate a corner/point that cannot be monumented at its true location or where the corner monument is subject to destruction.

5.	Surveyor: The Contractor’s Professional Land Surveyor, currently registered in the State of Alaska.

642-2.01 MATERIALS.

1.	Monument Cases. Castings shall conform to AASHTO M 105, Class 30A. Castings shall be coated with a bituminous damp-proof coating. The tops shall bear evenly on the frames.

2.	Primary Monument: A minimum 50 mm diameter nonferrous pipe at least 750 mm long, with a minimum 100 mm flange at the bottom and having magnets attached at the top and bottom. A minimum 60 mm diameter nonferrous metal cap must be permanently attached to the top. Mark the cap around the outside edge with the words “STATE OF ALASKA DOT&PF”. Permanently stamp every monument with the Surveyor’s registration number, the year set, and the point/corner identification. Orient cap so that the data may be read when the reader is facing north, except for centerline monuments which will be oriented so as to be read facing up-station.

3.	Secondary Monument: A minimum 15 mm x 750 mm rebar with a 50 mm aluminum cap attached to the top. Permanently stamp every secondary monument with the Surveyor’s registration number and the year set.

CONSTRUCTION REQUIREMENTS

642-3.01 GENERAL. Use competent, qualified personnel and suitable equipment for the layout work required and furnish all traffic control, stakes, templates, straight-edges and other devices necessary for establishing, checking and maintaining the required points, lines and grades.

Furnish such computer services as necessary to accomplish the work. Check all data received from the computer for completeness and accuracy. As soon as

practical after completion of the work, and in no case later than acceptance of the project, deliver all field books, computer forms and computer output data to the Engineer. This data shall become the property of the Department.

Supervise construction surveying personnel. Correct any errors resulting from the operations of said personnel at Contractor expense. The Contractor is responsible for the accuracy of the work.

Work classified as Land Surveying under AS 08.48, and work involving the location, control, and monumentation of construction centerline and right-of-way, shall be performed by or under the responsible charge of a Professional Land Surveyor.

Follow the Department’s Construction Surveying Requirements (Metric). A copy of this document is attached to these Special Provisions in Appendix B.

Keep field notes in standard bound notebooks in a clear, orderly, and neat manner consistent with Departmental procedures, including titles, numbering, and indexing. Make field books available for inspection by the Department’s project personnel at any time. Store the field books in the Department’s Project Office During periods of non-use.

Perform the following:

1.	calculate clearing and/or grubbing limits as shown on the plans and stake as necessary to delineate the same

2.	cross sections necessary for determination of excavation and embankment quantities, including intermediate and/or remeasure cross sections as needed

3.	slope staking

4.	staking of signs, culverts, minor drainage structures and other appurtenances, including the necessary checking to establish the proper location and grade to best fit the conditions on site

5.	bridge staking

6.	the setting of such finishing stakes as may be required

- the measurement of pay quantities that require measurement

8.	the staking of right-of-way and material source limits when it is deemed necessary

9.	the staking, referencing and other actions as may be required to preserve or restore land monuments and property corners

10.	and all other surveying and staking necessary to complete the project

When the right-of-way centerline points have been established as a part of the Department’s Preconstruction surveys, the Department will furnish the Contractor with copies of the reference field books. Recover these control points and verify these references. Reestablish any missing points from the Department’s references prior to the initiation of clearing, grubbing, or excavation.

When the right-of-way centerline points have not been established by the Department but the survey control points were established as a part of the Department’s Preconstruction surveys (as detailed on the project Survey Control Sheet) recover these points and use them as the basis for establishing the right-of-way centerline. Verify the position of these points and establish new points where required to replace missing points, prior to the initiation of clearing, grubbing, or excavation.

Notify the Engineer immediately if a Department-established reference point is discovered to be in error or a reset point is not in harmonious relationship to the adjacent centerline points.

Furnish a notekeeper to record all field survey notes, including those which become documentation from which quantities for payment are computed. The notekeeper shall be thoroughly familiar with generally accepted standards of good survey notekeeping practice and the Department’s Construction Surveying Requirements (Metric).

The Engineer may randomly spot check the Contractor’s surveys, staking and computations. Prior to staking for clearing and/or grubbing limits, the Contractor shall furnish the calculated offsets to the Engineer a minimum of 48 hours prior to staking. After the survey or staking has been completed, provide the Engineer with a minimum of 72 hours notice prior to performing any work, and furnish the appropriate data as required, to allow for such random spot checking. The Department assumes no responsibility for the accuracy of the work. This time period may also be used by the Engineer for any redesign due to field conditions. If restaking is necessary due to these changes, the staking will be paid at the contract unit price for Item 642(3) Three Person Survey Party.

642-3.02 CROSS-SECTION SURVEYS. When required, obtain right-angle cross sections to the construction centerline at the interval detailed in the Department’s Construction Surveying Requirements (Metric).

The following shall be supplied by the Department:

1.	One set of Construction Plans and Specifications.

2.	Field Books (Level, Cross-Section, Slope Stake, etc. ). Books will be labeled and the pages numbered by the Department. Field books shall remain the property of the Department upon completion of the work.

3.	Design Cross Sections, if any.

4.	Sufficient centerline or reference thereto, and at least one benchmark per kilometer to enable the establishment of planned elevations and centerline.

5.	State of Alaska Land Survey Monument Record forms. These forms are to be completed by the Contractor.

6.	One copy of the Department’s Construction Surveying Requirements (Metric).

7.	Design centerline grades, except when Item 642(2), Office Engineering is used.

The following shall be required of the Contractor:

1.	A heading in the appropriate book (date, weather, names and duties of crew members) shall be made at the beginning of each day’s work.

2.	The notekeeper shall update the index of the appropriate book at the end of each day’s work.

3.	Level notes shall be reduced, checked and adjusted.

4.	Cross-section level notes and slope stake catches shall be computed by the notekeeper and checked by a different crew member in the field on a continual basis.

5.	The Contractor shall enter the grade data, shoulder width and/or ditch distance, stationing, slope, etc., in the slope stake books.

6.	The position and identifying marks of slope stakes and reference points shall be maintained until used for their intended purpose.

7.	Errors shall have a line drawn through them with the correct entry made directly above. Erasures will not be allowed.

8.	Field books or copies of the field books shall be returned to the Project office at the end of each work day or as directed.

9.	The Contractor shall provide copies of all grade sheets and temporary bench mark elevations to the Engineer 48 hours before commencing work on unclassified excavation or embankment.

10.	The Contractor’s survey crews shall comply with all approved traffic control plans. Crews shall coordinate their activities with the Contractor’s Worksite Traffic Supervisor.

11.	A survey Party Chief diary shall be kept daily and contain the following information, (a copy shall be given to the Engineer daily):

a.	Date.

b	Weather.

c.	Crew members’ names and duties.

d. 	Type and location of work performed.

e. 	Hours worked.

f. 	Type of equipment used (brand) and date equipment was double centered or “peg” test was performed.

g. 	Signature of person in responsible charge.

- The Contractor shall submit the survey field notes, for any specific area, relating to monument referencing prior to any initiation of clearing, grubbing or excavation.

642-3.03 MONUMENTS. Install primary and secondary monuments, as called for in the plans, at the positions established by the Department. Reference all monuments, property markers/corners, or accessories that may be disturbed or buried during construction, and re-establish them in their original position prior to the completion of the project. Keep such records and report to the Engineer evidence that a monument has been disturbed and is no longer reliable or cannot be located and is presumed to be missing. The referencing work shall consist of a minimum of two in-line reference points, or three swing-tie reference points in situations where in-line referencing is not desirable. Set all reference points outside of the construction limits. Measure distances from the monument to the nearest l mm. Record all referencing of monuments in a separate field book stamped by the Surveyor.

Replace all existing monuments disturbed by construction with Primary or Secondary Monuments meeting the requirements of Subsection 642-1.02. When it is impractical to establish a monument in its original position, install a witness corner (WC). Place the WC to a property corner on the property line when the other property corner which defines said line is existing or there has been sufficient retracement to define said line. In other cases, place a reference monument (RM) perpendicular to the centerline at the station of the original position and at a distance from the original position measured in whole meters.

Those monuments found that are not shown on the plans will be recognized by the Engineer when the following is provided by the Surveyor: Field notes identifying type and location of the monument, and a description of the point the monument marks, with the reason to preserve its location. Monuments not shown on the plans will be considered additional work and paid by 642(3), Three-Person Survey Party.

The Surveyor shall complete a State of Alaska Land Survey Monument Record form for each primary and secondary monument installed, relocated or replaced. In addition to the required survey information, including section, township and range, each record shall meet all requirements for recording at the District Recorder’s Office in which the project is located. Deliver these forms to the

Engineer prior to project completion. The Department will file all original records as required by current State Statutes using the information provided by the Contractor.

Set each monument and monument case accurately to lines established at the required location and in such a manner as to insure its being held firmly in place. Set existing monuments and monument cases to be adjusted to new elevations in the manner and at the elevations directed.

642-3.04 OFFICE ENGINEERING. Calculate finish grades for the roadway as specified per plans and/or specifications. Use information available in the field, on as-builts, or as provided by the Engineer. This work shall be performed by or under the responsible charge of a Professional Land Surveyor or a Professional Engineer currently Registered in the State of Alaska.

642-3.05 FINAL TRAVERSE. Within 30 days after the Engineer receives from the Contractor a letter which states that all construction activities that may disturb the monuments have ceased, the Surveyor shall run a final traverse to verify the positional accuracy of installed survey monuments. This traverse will begin and end at different Department provided control points. The primary and secondary monuments placed or replaced and any undisturbed department provided control points shall be tied to the traverse. Under no circumstance shall the final traverse run more than 4 km without a tie to a department provided monument/control point. All traverse points established during this work shall meet the requirements of a secondary monument. The Surveyor shall sign and stamp a letter which lists each monument and its coordinates. The letter shall certify that the monuments are each located within 50 mm of their proposed position based on the project survey control points provided by the Department. Deliver the certification letter and field notes for this work to the Engineer.

642-4.01 METHOD OF MEASUREMENT.

Item 642(1) Construction Surveying. No measurement of quantities will be made.

Item 642(2) Office Engineering. By the kilometer along centerline for all completed office engineering accepted.

Item 642(3) Three Person Survey Party. By the hour for extra, additional, or unanticipated work made necessary by changes in the project, as directed.

Items 642(4) through 642(8). The actual number of monuments installed as shown on the “State of Alaska Land Survey Monument Record” forms delivered to and accepted by the Engineer.

Item 642(9) Reference Existing Monument. The actual number of monuments referenced as shown in the Surveyor’s field notes delivered to and accepted by the Engineer.

642(10) and 642(11). The actual number of monument cases furnished and installed, or adjusted to new elevation, and accepted.

642(12) Final Traverse. No measurement of quantities will be made.

Survey monuments that are placed on bridges will not be measured for payment but will be considered incidental to other bridge items.

Calculations of all pay quantities will be performed by Department personnel.

642-5.01 BASIS OF PAYMENT. Construction Surveying and Final Traverse shall include all field and office work required to accomplish the work, including furnishing all necessary personnel, equipment, transportation and supplies. Payment for Final Traverse is based on the Engineer’s acceptance of the Surveyor’s certification letter and field notes.

Office Engineering when required, will be in addition to Construction Surveying. Both items will appear on the bid schedule.

If staking for extra, additional or unanticipated work, as stated above, is performed by a two person survey party, payment will be made at 75 percent of the unit price under Item 642(3), Three Person Survey Party. If a single person is required for additional office computations or other work requiring only one person, payment will be made at 32 percent of the unit price of Item 642(3).

Traffic control devices necessary for the survey parties will be considered subsidiary. Payment for Traffic Control Plans as approved will be paid under Section 643, Traffic Maintenance.

The accepted quantities will be paid for at the contract price, per unit of measurement for each of the particular pay items shown in the bid schedule.

Pay Item No.	Pay Item	Unit

642(1)	Construction Surveying	Lump Sum

642(2)	Office Engineering	Kilometer

642(3)	Three Person Survey Party	Hour

642(4)	Set Primary Monument	Each

642(5)	Set Secondary Monument	Each

642(6)	Replace Existing with Primary Monument	Each

642(7)	Replace Existing with Secondary Monument	Each

642(8)	Adjust Existing Monument	Each

642(9)	Reference Existing Monument	Each

642(10)	Monument Case	Each

642(11)	Adjust Existing Monument Case	Each

642(12)	Final Traverse	Lump Sum

(7/15/98)R214M

Delete Section 643 in its entirety and substitute the following:

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.01 DESCRIPTION. This work consists of the necessary measures to protect and control traffic during the life of the contract including, but not limited to, furnishing, erecting, maintaining, replacing, cleaning, moving and removing the traffic control devices required to insure the safety of the traveling public and all administrative responsibilities necessary to implement this work.

The Contractor shall maintain all roadways, pedestrian and bicycle facilities affected by the work and shall construct and maintain approaches, crossings, intersections and other features as may be necessary throughout the life of the contract.

643-1.02 DEFINITIONS.

Construction Phasing Plan - A plan for each phase of the project showing how traffic will be accommodated. It should show the sequence of work by segment or phase if required.

Traffic - The movement of vehicles, pedestrians, and bicyclists through road construction, maintenance operations, utility work, incident zones or similar operations.

Traffic Control Plan - A Traffic Control Plan (TCP) is a drawing or drawings indicating the method or scheme for safely guiding and protecting motorists, pedestrians, bicyclists, and workers in a traffic control zone. It depicts the traffic control devices to be used, their placement and times of use.

Traffic Control Zone - A portion of a road construction project, maintenance operation, utility work, incident zone or similar operation where traffic is affected by the operation and traffic control is needed to safely guide and protect motorists, pedestrians, bicyclists, or workers.

643-1.03 TRAFFIC CONTROL PLAN. The TCP may include, but not be limited to, such items as signs, barricades, traffic cones, plastic safety fence, sequential arrow panels, portable changeable message board signs, special signs, warning lights, portable concrete barriers, crash cushions, flaggers, pilot cars, interim pavement markings, temporary roadways and all other items required to direct traffic through or around the construction zone in accordance with these specifications and the Alaska Traffic Manual (ATM). The TCPs shall also address placement of traffic control devices including location, size, mounting height and type. The details shown for signs shall include the code designation, size, and legend per the ATM and the Alaska Sign Design Specifications (ASDS). Plan sheets developed on Auto Cad can be made available, upon request, for use in preparing TCPs.

When a TCP is included in the plans the Contractor may use it, modify it or design an alternative TCP. Any modifications to the TCP or any new TCP shall be submitted for approval of the Engineer. The Contractor shall allow 1 week for review of any TCP or each subsequent correction. Changes in the TCP may be allowed during construction provided 48 hours are allowed for review and the changes are approved by the Engineer.

When a TCP is not included in the plans the Contractor shall provide one in accordance with this Section and the ATM. The Contractor’s superintendent shall review and sign all TCPs prior to submittal. Acceptance of a TCP is based on the Contractor’s certification that the plan is in conformance with the ATM and the specifications.

All TCPs submitted shall indicate the periods for which the TCP will be in effect. Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

The Contractor may request in writing a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project.  All movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan.  A minimum 12-foot lateral separation shall be maintained between the non-street legal vehicles and the motoring public.  Speeds shall be limited to a minimum of 15 MPH and a maximum of 25-MPH depending upon the local conditions.  The Traffic Control Plan shall specify the traffic control devices that will be required for these operations.

There shall be no work within the project limits until the Contractor has implemented an approved TCP for the work proposed. The number of traffic

control devices indicated on the TCPs, plans, and Standard Drawings are a minimum. If unsafe conditions occur, the Engineer may require additional traffic control devices.

643-1.04 WORKSITE TRAFFIC SUPERVISOR. The Contractor shall provide a Worksite Traffic Supervisor who shall be responsible for the Contractor’s maintenance of traffic operations on a 24-hour basis.

1.	Qualifications. The Worksite Traffic Supervisor shall understand the requirements of the ATM, the plans and the specifications and meet at least one of the following:

a.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA).

b.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Markings Specialist by the International Municipal Signal Association (IMSA).

c.	Be currently certified as a Worksite Traffic Technician by (ATSSA).

Items b and c require documentation of a minimum of twelve months of supervisory level worksite traffic control or twelve months of responsible charge of such work. “Responsible charge” shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system. Having persons that actually perform labor under one’s control would satisfy this requirement.

2.	Duties. The Worksite Traffic Supervisor’s duties shall include the following:

a.	Prepare the TCPs and public notices and coordinate traffic control operations with the Engineer.

b.	Inspect the condition and position of all traffic control devices in use on the project at least once each day and once each night, to

ensure that devices are in proper working order, clean, visible and conform to the approved TCPs in use. Furnish a detailed written report of each inspection to the Engineer within 24 hours.

c.	Supervise the repair or replacement of damaged or missing traffic control devices.

d.	Review and anticipate appropriate traffic control needs and ensure that the proper traffic control devices necessary for safe and efficient traffic movement are available.

e.	Review work areas, storage of equipment, and handling and storage of materials relative to traffic safety.

f.	Hold traffic safety meetings with the superintendents and foremen of the Contractor and subcontractors prior to beginning construction, and periodically thereafter as necessary or as directed by the Engineer. The Engineer shall be provided the opportunity to attend these meetings.

g.	Supervise all traffic control workers, flaggers, and pilot car drivers.

h.	Certify that all of the flaggers meet the requirements of Subsection 643-3.04.

643-1.05 CONSTRUCTION PHASING PLAN. A Construction Phasing Plan shall be submitted at least 5 working days prior to the Preconstruction Conference for approval by the Engineer and consist of the following:

1.	Designation of a Worksite Traffic Supervisor including his resume, written verification of his credentials and the telephone numbers where he can be reached 24-hours a day.

2.	A plan for each phase or segment of the project. Changes shall be submitted to the Engineer for approval 15 days in advance of their proposed implementation.

3.	TCPs for the first phase of the project with both the permanent and temporary traffic control measures shown including the times of use of each TCP.

4.	Pavement removed areas and duration where traffic will be routed on unpaved roadway.

643-2.01 MATERIALS. Materials for traffic control devices shall conform to the requirements set forth below:

1.	Signs. Permanent Construction Signs, Construction Signs and Special Construction Signs including sign supports shall conform to the requirement of Section 615, Standard Signs, the ATM and ASDS. The size of each Special Construction Sign shall be clearly and neatly marked in 75 mm high black numerals on its back.

2.	Portable Sign Supports. Portable sign supports shall be wind resistant with no external ballasting and capable of supporting a 1.2 m X 1.2 m traffic control sign such that the height of the sign above the adjacent roadway surface is that required by the ATM. The sign support shall support the traffic control sign vertically.

3.	Barricades and Vertical Panels. Barricades and vertical panels shall be constructed of wood, metal or plastic and conform to the requirements of the ATM and the Standard Drawings. Type III Barricades shall have a minimum length of 2.4 m.

4.	Portable Concrete Barriers. Portable concrete barriers shall conform to the requirements of Standard Drawing G-45. Each barrier shall be equipped with at least two side-mounted retroreflective reflectors (or a continuous longitudinal stripe of preformed retroreflective pavement marking tape mounted 150 mm from the top of the barrier), for each direction of traffic. The reflectors (or tape) shall be yellow if the barriers are used at centerline and white if used on the roadway shoulder.

5.	Warning Lights. Warning lights shall be Type A (low intensity flashing), Type B (high intensity flashing) or Type C (steady burn) conforming to the requirements of the ATM.

6.	Drums. Drums shall be plastic and conform to the requirements of the ATM and the Standard Drawings.

7.	Traffic Cones. Traffic cones and/or tubular markers shall conform to the requirements of the ATM and the Standard Drawings. The minimum height shall be 710 mm. All cones and tubular markers shall be reflectorized.

8.	Interim Pavement Markings. Interim pavement markings shall be either paint conforming to Subsection 708-2.03 with glass beads conforming to Subsection 712-2.08, preformed marking tape (removable or non-removable) conforming to Subsection 712-2.14, or temporary raised pavement markers conforming to Subsection 712-2.15 or 712-2.16, as appropriate. The markings shall be applied in accordance with Section 670 and the manufacturer’s recommendations.

9.	High Level Warning Devices. High level warning devices shall conform to the ATM and the Standard Drawings.

10.	Temporary Crash Cushions. Temporary crash cushions shall have been tested as per the procedures set forth in National Cooperative Highway Research Program (NCHRP) Report 350, Test Level 3. Certification shall be provided by the manufacturer directly to the Engineer. Permanent crash cushions shall not be used as temporary crash cushions.

11.	Sequential Arrow Panels. Sequential arrow panels shall be Type A (610 X 1220 mm), Type B (762 X 1524 mm) or Type C (1220 X 2438 mm) conforming to the requirement of the ATM and the Standard Drawings.

12.	Portable Changeable Message Board Signs. Portable changeable message board signs shall conform to the requirements of the ATM.

13.	Plastic safety fence shall be construction orange, 1.2 m high and shall be as manufactured by one of the following companies, or approved equal:

a.	“Safety Fence” as manufactured by Services and Materials Company, Inc., 2200 South “J” Street, Elwood, Indiana, 46036. Phone (800) 428-8185.

b.	“Flexible Safety Fencing” as manufactured by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706. Phone (800) 648-7974.

c.	“Warning Barrier Fence” as manufactured by Plastic Safety Systems, Inc. P.O. Box 20140, Cleveland, Ohio, 44120. Phone (800) 662-6338.

14.	Temporary Sidewalk Surfacing. This item shall consist of providing all labor, equipment and materials to provide a temporary sidewalk surfacing as required by an approved Traffic Control Plan.

a.	The materials shall be a minimum of 12 mm plywood for areas that are continuously supported by subgrade and 25 mm plywood for areas that are not continuously supported.

b.	The maximum unsupported length of 25 mm plywood shall be 750 mm.

c.	The surface of the plywood shall be free of irregularities. The height of plywood overlap joints shall not exceed 25 mm.

d.	The temporary surfacing shall be held in place by a method that will withstand 25 mph wind velocities.

15.	Temporary Guardrail. Temporary Guardrail shall conform to the standard drawings and section 606 of the standard specifications.

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. The Contractor shall keep the work, and portions of the project affected by the work, in such condition that traffic will be accommodated safely. Traffic control devices and services shall be provided and maintained both inside and outside the project limits both day and night as needed to facilitate traffic guidance.

Unless otherwise provided herein, the Contractor shall keep all roadways undergoing improvement open to traffic. Temporary closure of residential, commercial or street approaches requires prior approval of the Engineer. The Contractor shall provide access through the project for emergency vehicles and school and transit busses. All locations requiring redirection or stopping of the traveling public shall be properly signed and/or flagged by the Contractor.

The Contractor’s equipment shall stop at all points of intersection with the traveling public unless satisfactory traffic control measures, are shown on the approved TCP.

All illumination and signalization shall remain operational as per the requirements of Subsection 660-1.05, Maintaining Existing and Temporary Electrical Systems. Signal heads shall be re-aligned as necessary in accordance with the ATM when approach lanes are moved. Any modifications to existing traffic signals shall be coordinated with the agency responsible for their maintenance and operation. Flood lighting at night shall be in accordance with the ATM and be adjusted such that it does not shine into oncoming traffic.

The Contractor shall provide and maintain safe routes for pedestrians and bicyclists through or around traffic control zones at all times except when pedestrians or bicyclists are prohibited by regulation. Whenever construction activity encroaches onto the safe route in a traffic control zone the Contractor shall station an employee at the encroachment to assist pedestrians and bicyclists past the construction activity.

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION. Roadway lane and shoulder widths in existence prior to the start of construction shall not be reduced without an approved TCP. The Contractor shall maintain a 0.6-m minimum clear area between the edge of traveled way and the work area. Use either barricades, traffic cones, or drums for delineation of this area. These traffic control devices shall be placed on the work side of the clear area and be spaced in accordance with the ATM.

The Contractor may maintain traffic on a gravel surface for a total of 3810 meters (measured along centerline) at any one time throughout the project.

When the Contractor is allowed to maintain traffic on an unpaved surface, the construction shall be conducted in such a manner as to provide a reasonably smooth and even surface satisfactory for use by public traffic at all times. The surface of the roadbed shall be properly crowned for drainage. In advance of other grading operations, sufficient fill shall be placed at culverts and bridges to permit traffic to cross smoothly and unimpeded. Part width construction techniques shall be employed when the traffic is routed through roadway cuts or over embankments under construction. The material shall be excavated or placed in layers and the construction activities shall be alternated from one side to the other, with traffic routed over the side opposite the one under construction.

Where so provided on the plans or an approved TCP, the Contractor may detour traffic. The detour routes shall be maintained by the Contractor during times of use in such condition that traffic will be accommodated safely. When no longer required, the detour shall be obliterated and appropriate areas topsoiled and seeded.

***deleted***

The Contractor shall schedule his work such that the large cuts and fills and off highway work are completed in a logical manner that will allow the existing pavement to remain as long as possible. All minor culvert replacement work shall be completed to minimize loss of pavement area in the trench. All minor culvert trenching work shall be surfaced in accordance with Section 603.

In general, all roadway crossings should be made while maintaining traffic as described above. If two-way traffic cannot be maintained, whether on the existing roadway or a detour, half-width construction or a road closure may be allowed and must be shown on an approved TCP. The TCP shall indicate the duration and conditions of closure. Roadway crossings shall be scheduled so as not to delay school busses and peak hour traffic. For road closures the Contractor shall post at the site of the closure, within view of waiting traffic, the time the closure started and the time the road will again be open to traffic.

643-3.03 PUBLIC NOTICE. The Worksite Traffic Supervisor shall give notices of changes, delays or road closures to the following local officials and transportation organizations, including but not necessarily limited to:

Alaska Carriers Association

Alaska State Troopers

Local Police Department

Local Fire Department

Local School & Transit Authorities

Local Emergency Medical Services

Local Media (Newspapers, Radio, Television)

Alaska Railroad Corporation

U.S. Postal Service

The Contractor shall also provide the Alaska State Troopers, local police and fire department with the radio frequencies used on the project, and the 24-hour telephone numbers of the Worksite Traffic Supervisor and the Project Superintendent. These shall be for alerting the Contractor of emergencies which will require passage of emergency vehicles through the project. When so notified the Contractor shall use all equipment and effort necessary to expedite rapid passage.

643-3.04 TRAFFIC CONTROL DEVICES. Prior to the start of construction operations, the Contractor shall erect such permanent and temporary traffic control devices as may be required by the approved TCPs. Traffic control devices shall be used only when they are needed. Advisory speeds, when necessary, shall be determined by the Engineer.

For lane closures on multilane roadways, sequential arrow panels shall be used. When required for night time operations, flashing warning lights shall be used to mark obstructions or hazards and steady-burn lights shall be used for channelization.

During non-working hours and following the completion of a particular construction operation, all unnecessary traffic control devices shall be removed. Sign panels that are post mounted and cannot be readily removed shall be entirely covered with either metal or plywood sheeting.

Reflective sheeting on signs, drums, barricades and other devices shall be kept clean.

All traffic control devices shall meet the requirements of American Traffic Safety Services Association (ATSSA), “Quality Standard for Work Zone Traffic Control Devices”.

Any devices provided under this Section that are lost, stolen, destroyed, inoperable or deemed unacceptable while their use is required on the project shall be immediately replaced by the Contractor. The Contractor shall stock repair parts for each Temporary Crash Cushion used on the project. If a crash cushion is damaged it shall be repaired within 24 hours.

All items paid for under this section shall remain the property of the Contractor and shall be removed upon completion of the project.

1.	Embankments. Install portable concrete barrier, plastic drums, barricades, tubular markers, plastic safety fence, and cones as called for on the plans or TCPs to delineate open trenches, ditches, other excavations and hazardous areas when they exist along the roadway for more than one continuous work shift.

2.	Adjacent Travel Lane Paving. The Contractor shall limit pavement edge and lane edge drop-offs as specified under Subsection 401-3.11. When the depth of paving is greater than 50 mm and the paving of adjacent travel lanes or paved shoulders cannot for some unforeseen circumstance be completed to the same elevation before the end of the paving shift, the appropriate signing shall be installed: CW24-1, (Uneven Lanes), CW8-9A, (Low Shoulder), CW14-3, (No Passing Zone), R4-1, (Do Not Pass), and R4-2, (Pass with Care). If the section in question is longer than 800 m in length additional signs shall be placed at 460 m intervals.

3.	Fixed Objects. Vehicles working within 4.6 m of the edge of traveled way shall be equipped with flashing warning lights. The vehicle’s flashing warning lights may be emergency flashers, flashing strobes or rotating beacons.

Private vehicles, idle construction equipment, construction material stockpiles and other items deemed by the Engineer to be fixed objects shall be located outside the clear zone at all times. Parking of equipment in medians will not be allowed.

Where, due to land features or lack of right-of-way, it is not feasible to meet the above restrictions, equipment shall be parked as far away as practical but a minimum of 4.6 m from the edge of traveled way as approved by the Engineer. Traffic control devices for identifying hazards including flashing warning lights shall be used to delineate the equipment when parked in this manner. These traffic control devices will not be paid for but will be considered the Contractor’s responsibility.

4.	Flagging. Flagging shall include the furnishing of trained and competent flaggers and all necessary equipment, including lighting of the flagging position during nighttime operations, for the control of traffic through the work zone. Each flagging operation shall be approved by the Engineer prior to its implementation and shall be adjusted as conditions change or as directed by the Engineer

Prior to beginning work, and at the start of each construction season thereafter, flaggers shall attend the special videotape training session provided by the Engineer. The Worksite Traffic Supervisor shall certify in writing that all flaggers are personally familiar with and meet the requirements of the ATM and have attended the annual training before being allowed to direct traffic.

Flaggers shall maintain their assigned posts at all times, unless relieved by another qualified flagger or the need for flagging traffic no longer exists. Flagger signs are to be removed when a flagger is not present. The flaggers area should be free of encumbrances, such as parked vehicles, so the flaggers are readily visible.

The Contractor shall provide approved equipment for two-way radio communications between flaggers when flaggers are not in plain, unobstructed view of each other.

No signalized intersection shall be flagged without prior written approval of the Engineer. When a signalized intersection is flagged the traffic signal shall either be turned off and covered or be placed in the All-Red Flash mode. Changing traffic signal modes, turning off or turning on traffic signals, shall be coordinated with and approved in writing by the agency responsible for signal maintenance and operation, and by the Engineer.

5.	Pilot Cars. Pilot car operations may be approved where the route through a construction work zone is particularly hazardous, so involved or frequently altered as to preclude adequate signing, or where one-way traffic is deemed by the Engineer to be necessary. Pilot cars shall not be used to avoid localized traffic control at several locations. The operation shall be organized so that no individual vehicle has a waiting period of more than 20 minutes, but this does not imply that twenty minutes will be allowed in all cases. Multiple pilot car operations within a project or adjoining projects shall be coordinated to minimize the inconvenience of the traveling public. Two or more pilot cars may be specified to provide two-way traffic through the work zone to reduce the waiting period. The flagger or pilot car operator shall record each departure time of the pilot car in a bound field book furnished by the Engineer. Whenever practicable, the flagger shall advise the motorist of the reason for the delay and the approximate length of time that the traffic will be delayed. The Contractor must make every reasonable effort to yield right-of-way to the driving public and prevent excessive delay. The vehicle selected for a pilot car shall be an automobile or pickup with the name of the Contractor prominently displayed and shall be equipped with a two-way radio for contact between flaggers and other pilot cars. A G20-4 sign, (Pilot Car Follow Me), shall be mounted on the rear a minimum height of 1.5 m above the driving surface. Provisions shall be made for identification of the last vehicle in the column.

When pilot cars are authorized, they shall be in force prior to beginning work and continue until no longer required or all traffic control devices required for non-working hours are properly in place and functioning.

6.	Street Sweeping. All paved portions of the roadway and haul routes open to the public shall be kept free of loose material, including sections of roadway off of the project where loose material is deposited as a result of the contractors operations. The street sweeper shall be capable of collecting materials rather than ejecting them to the shoulder of the road.

7.	Watering. The Contractor shall furnish, haul and place water for dust control and pavement flushing, as directed. Water trucks shall be capable of providing a high pressure water stream to flush the pavement and a light water spray for dust control. If the flushing operations contaminate or fill adjacent catch basins the contractor shall clean and restore them to the same condition they were in prior to his operations, including sections of roadway off of the project where flushing is required. The application of water shall be under control of the Engineer.

If water is to be taken from a lake, stream, or other natural water body, the Contractor shall obtain a water removal permit from Alaska Department of Natural Resources. The Contractor shall also comply with the Alaska Department of Fish and Game screening requirements for all water removal operations.

643-3.05 AUTHORITY OF THE ENGINEER. When, in the opinion of the Engineer, conditions are such that the safety and/or convenience of the traveling public are adversely affected, the Contractor will be immediately notified in writing. The notice will state the defect(s), the corrective action(s) required, and the time required to complete such action(s). In no case shall this time exceed 24 hours. In the event that the Contractor fails to take the corrective action(s) within the specified time, (a) The Engineer will immediately direct that the offending operations cease until the defect(s) is (are) corrected and (b) the Engineer reserves the right to order the corrective action(s) be accomplished by outside forces. The cost of work by outside forces shall be deducted from any moneys due or that may become due under the terms of this contract.

643-3.06 TRAFFIC PRICE ADJUSTMENT. When Item 643(23), Traffic Price Adjustment, is shown on the bid schedule, for each minute that any lane of traffic is not open to full use by the traveling public, the Contractor will have payment for this contract reduced at the rate listed below (based on highway user costs), measured to the nearest minute for the ADT published by the Department’s Planning section. The Engineer shall determine whether the roadway is opened to full use.

The Traffic Price Adjustment shall be assessed for lane closures or reductions that are unauthorized. Lane closures and/or lane reductions that have been shown in the contract or authorized in writing by the Engineer are not subject to the Traffic Price Adjustment.

Traffic Price Adjustment will also be applied to unacceptable driving conditions, such as severe bumps, washboarding, potholes, excessive dust or mud, or dirty or out of place traffic control devices. The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full unimpeded use by the public. Failure to comply will result in a price adjustment equal to 10 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| Less than 1,000 | $2 |
| 0 - 4,999 | $10 |
| 5,000 - 9,999 | $30 |
| 10,000+ | $40 |

643-3.07 MAINTENANCE OF TRAFFIC DURING SUSPENSION OF WORK. Approximately one month prior to seasonal suspension of work, the Contractor shall schedule a preliminary meeting with the Engineer and Maintenance & Operations to outline the work he expects to complete before shutdown and the condition the roadway is to be in. The Contractor shall then schedule a field review for acceptance by the Department for winter maintenance. At the field review a punch list will be prepared for implementation prior to acceptance. In order for the Contractor to be relieved of winter maintenance responsibility, all roads shall be left with a reasonably smooth and even surface satisfactory for use by public traffic at all times. The surface of the roadbed shall be properly crowned for drainage and adequate safety facilities shall be in place. All illumination and signals, including vehicle detectors, shall be in good working order. After acceptance for winter maintenance and until issuance of an order for the resumption of construction operations, maintenance of the facility agreed upon will be the responsibility of the Department. The Department will only accept maintenance responsibility for those portions of the work that are open to the public for use, as determined by the Engineer. The Department will not accept maintenance responsibility for incomplete work adjacent to accepted roads. Maintenance for all other portions of the work, shall remain the responsibility of the Contractor. The Engineer will list all portions of the work for which the Department will accept maintenance responsibility during a seasonal suspension of work in a letter of “Acceptance for Winter Maintenance.” The Contractor shall retain all contractually required maintenance responsibilities until receipt of this letter.

If work is suspended due to unfavorable weather, other than seasonal, failure of the Contractor to correct conditions unsafe for the workmen or the general public,

failure to carry out provisions of the contract, or for failure to carry out orders of the Engineer, all costs for maintenance of traffic during the suspended period shall be borne by the Contractor.

When work is resumed, the Contractor shall replace or renew any work or materials lost or damaged because of temporary use of the project. Remove to the extent directed by the Engineer, any work or materials used in the temporary maintenance and shall complete the project as though its prosecution had been continuous and without interference.

643-3.08 CONSTRUCTION SEQUENCING. Construction sequencing detailed in these Special Provisions, and the plans is a suggestion only and is not intended to prevent the Contractor from proposing alternative construction sequencing.

Throughout the duration of the project, the existing roadway configuration shall be maintained (i.e., the number of lanes and their respective widths) except for restrictions to traffic allowed in the special provisions and addressed through approved TCPs. A restriction to traffic shall be considered any condition of the roadway surface or any work operation or traffic control setup that reduces the number of lanes or stops traffic. An approved TCP is required before any restriction to traffic is implemented.

Lane Closure Limitations

Lane closures, when allowed by the specifications or the Engineer, shall be conducted so that no more than a 20 minute accumulated stopped delay is encountered by a motorist through the entire length of the project. During paving operations, a 30 minute accumulated stopped delay will be allowed for all motorists. If a queue of traffic develops at a stop, the entire queue shall be emptied before the opposing traffic is released from their stop.

Road Closures

Full road closures for up to 6 hours will be allowed between the hours of 12:01 AM and 6:00 AM Tuesday through Friday morning.  These 6-hour closures may be shifted one hour at the Departments discretion. Up to 120 consecutive calendar days will be allowed for full road closures during 2000, only. All road closures are subject to the following conditions:

No restriction to traffic will be allowed during the times listed below.

1.	Friday from 12:01 PM to Monday at 12:01 AM.

2.	Around any holiday:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 12:01 PM on the Friday before the holiday to 12:01 AM on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply from 12:01 PM on the Tuesday before the holiday to 12:01 AM on the Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 12:01 PM on the day before the holiday to 12:01 AM on the Monday after the holiday.

***deleted***

Winter Shut Down

By October 1, 2000, the entire traveled roadway shall be surfaced with temporary, existing pavement, or permanent pavement. If the Contractor removes existing pavement from a section of roadway that is to be incorporated into the new alignment, he shall provide a 40 mm thick by 7.2 meter wide temporary paved surface installed at his expense. Positive drainage away from the roadway shall be provided prior to acceptance for winter shut down.  Positive drainage away from the roadway shall be provided prior to acceptance for winter shutdown.

643-3.09 INTERIM PAVEMENT MARKINGS. Permanent or Interim Pavement Markings in accordance with this subsection, details shown on the plans, approved traffic control plans, and Parts III and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved roadways, detours, interim paving lifts, and roadways with seal coats and surface treatments are opened to traffic for longer than one continuous work shift. This work may include restriping of the existing roadway prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with subsection 670-3.04, Paint Removal or covered with black removable preformed marking tape.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings.

The Contractor shall maintain all Interim Pavement Markings for their intended life without additional compensation for any reapplication that may be required. There will be no compensation to upgrade Interim Pavement Markings required for work operations lasting up to 3 days to those required for work operations lasting up to 2 weeks.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Interim Pavement Markings on final pavement surfaces. When used they shall be completely removed and disposed of in conjunction with the placement of the final markings.

The complete removal shall include any residual adhesive that might misguide motorists. Final pavement markings on finished pavement surfaces and interim pavement surfaces shall be in place before work is suspended for the winter.

Construction should be staged so that no traffic is routed over conflicting markings for more than one continuous workshift. If traffic is routed over conflicting markings during a workshift the roadway shall be delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.

Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for interim pavement markings on seal coat and surface treatment pavements. The markers shall be installed in accordance with the manufacturers instructions prior to the application of the asphalt surface material and cover coat. The vinyl protective covers shall be removed after application of the asphalt pavement.

On multicourse surface treatments the temporary raised pavement markers shall be installed following the full width application of the first layer of cover coat. The markers shall be installed on each day’s completed surface before the pilot car operations are removed and unescorted traffic is allowed on the surface treatment.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days. Final pavement markings shall be applied within 10 days of the completion of the final sweeping or

brooming of the mainline seal coat or surface treatment. Seal coat and surface treatment pavements are exempt from the two week requirement stated in short-term operations.

643-4.01 METHOD OF MEASUREMENT. During winter suspension of work no measurement of quantities will be made.

1.	Traffic Maintenance will be measured by the calendar day or lump sum and shall consist of all labor, materials and equipment required to provide the Worksite Traffic Supervisor, all required TCPs and public notices, the Construction Phasing Plan and maintenance of all roadways, approaches, crossings, intersections and pedestrian and bicycle facilities, as required.

2.	Traffic Control Devices will be measured by the units shown in the Traffic Control Rate Schedule. The quantities to be paid for shall be the number of units of each of the items, installed and accepted, in place. Construction Signs are regulatory, guide or construction warning signs for which there is a designation in the ASDS. Permanent Construction Signs shall be as detailed in the plans. All other signs will be considered Special Construction Signs. Flagger paddles will not be measured for payment.

Warning lights, high level warning devices, vertical panels and sign supports required for individual traffic control devices will be considered subsidiary to their respective bid item. If a subsidiary item is not installed and operational on a traffic control device when required, the respective device will not be measured for payment.

3.	Portable Concrete Barrier will be measured per each nominal 3 m section (± 0.3 m) placed to protect or channelize traffic as called for on the approved TCPs. Measurement for payment will be made for the initial placement and for each subsequent relocation when moved more than 3 m in any direction.

4.	Temporary Crash Cushions will be measured per each installation. Repair of temporary crash cushions will not be measured.

5.	Interim Pavement Markings will be measured by the single stripe station. A single stripe is a marking or a temporary raised pavement marker 100 mm in width. Wider striping will be measured as multiples of 100 mm. Centerline gaps will not be deducted from measurements. Installation of any word and symbol markings as well as the removal of the Interim Pavement Markings will be subsidiary to this item. The No-Passing Zone signing, as described in Subsection 643-3.09, will be subsidiary to this item.

6.	Flagging and Pilot Car will be measured by the hour for the actual number of hours such operations were performed as approved by the Engineer. Transportation to and from the work site will not be measured.

7.	Street Sweeping will be measured by the hour for the actual number of hours such operations were performed as approved by the Engineer. Time required to empty the sweeper will not be measured.

8.	Watering will be measured by the kiloliter of water applied. Weight measure or volume measure may be used at the discretion of the Engineer. If weight measure is used, the weight will be converted to kiloliters at 1.00 megagram per kiloliter for payment purposes. If volume measure is used, the volume will be converted to liters at 1.00 kiloliter per cubic meter for payment purposes.

9.	Portable Changeable Message Board Signs shall be measured by the calendar day for each sign used as shown on an approved TCP.

10.	Plastic Safety Fence, placed to protect or channelize pedestrian traffic as called for on an approved TCP, will be measured by the meter for the initial placement. Movement of the plastic safety fence to gain access to or from the work site shall not be measured and shall be subsidiary to the item.

11.	Temporary Sidewalk Surfacing, as called for on an approved TCP, will be measured by the square meter of plywood surface exposed for each placement. Overlaps will not be included in the measurement.

Providing a 24-hour toll free (1-800-###-####) “hot-line road report” telephone with pre-recorded message, and providing weekly notices with daily updates will not be measured for payment but will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

643-5.01 BASIS OF PAYMENT. The accepted quantities, determined as provided above, will be paid for at the contract price per unit of measurement, respectively, for each of the pay items listed below that are shown in the Bid Schedule, which price and payment shall be full compensation for the work prescribed in this section.

Items required by this specification that are not included on a unit price basis on the Bid Schedule or not included in other items shall be considered subsidiary to Item 643(1) or 643(2) Traffic Maintenance, except the following:

Traffic Price Adjustment

If Item 643(23), Traffic Price Adjustment, is shown on the Bid Schedule the total value of this contract will be adjusted as appropriate for lane restrictions, closures or delays in completing the directed work, as determined by the Engineer.

Payment for Item 643(27), Traffic Control Devices will be made for the pay unit of accepted traffic control devices (construction signs, barricades, traffic cones and/or tubular markers, drums, plastic safety fence, sequential arrow panels, portable changeable message board signs, special construction signs, portable concrete median barriers, pilot cars, temporary pavement markings, and temporary sidewalk surfacing) times the unit rate value contained in the Traffic Control Rate Schedule. A change order/directive is not required for the traffic control devices pay item.

### TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Meter | $215.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion | Each | $2,500.00 |
| Pilot Car | Hour | $65.00 |
| Watering | Kiloliter | $5.25 |
| Street Sweeping | Hour | $150.00 |
| Plastic Safety Fence | Meter | $16.40 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Meter | $12.50 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Temporary Cover Markings | Station Station Station Station | $656.20 $4265.00 $492.00 $10,000.00 |

Payment for Item 643(15), Flagging will be paid on a contingent sum basis at the rate of $32.00/hour. A change order/directive is not required for the flagging pay item.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(1)	Traffic Maintenance	Calendar Day

643(2)	Traffic Maintenance	Lump Sum

643(3)	Permanent Construction Signs	Lump Sum

643(12)	Temporary Crash Cushion	Each

643(15)	Flagging	Contingent Sum

643(23)	Traffic Price Adjustment	Contingent Sum

643(27)	Traffic Control Devices	Contingent Sum

R222M

SECTION 644

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

Special Provisions

644-2.01 FIELD OFFICE. Delete this subsection in its entirety and substitute the following: The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after issuance of the notice of project completion. The following office requirements shall be met:

1.	A minimum of 100 square meters of floor area. The office area shall be divided so that it contains an office room separated by a closable door. The office room shall have a minimum of 15 square meters of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of six (6) electrical outlets..

4.	A minimum of 9 square meters of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities and potable drinking water provided.

7.	Three (3) telephone service lines available at the office location.

8.	If a part of the Contractor’s building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	The Engineer’s office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

10.	Located within 1600 meters of the project.

11.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

12.	Provide one mobilization and one demobilization of the Engineer’s office equipment and furniture.

644-2.02 FIELD LABORATORY. Delete the sixth sentence of the first paragraph and substitute the following: The water supply shall consist of a 1900 liter capacity tank with a pressure pump or a commercial pressurized system.

Delete the second paragraph and substitute the following: The laboratory shall include a concrete slab, 2.4 meters by 3 meters by 100 millimeters thick, suitable for mounting a Gilson shaker and other equipment. The slab shall be installed within an enclosed adjacent structure having a door, a window, a worktable, an exhaust fan, and adequate lighting and heat.

Add the following: The Contractor shall supply 240 volt, 60 hertz power, a 45 kilogram propane bottle, and a 1900 liter capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

644-2.05 FIELD TRANSPORTATION. Delete the second sentence of the first paragraph and substitute the following: The vehicles shall be available from two weeks prior to commencing work through 30 days after issuance of the notice of project completion.

Delete the second paragraph and substitute the following: Vehicles of 450-kg minimum capacity shall be provided for this project. Each vehicle shall be a 1993 or newer model having less than 48,000 kilometers, and shall be equipped with flashing beacons and CB radios. All fuels, maintenance and insurance for the vehicles shall be furnished by the Contractor.

(7/8/98)R63aM

644-2.06 SCALES. Delete the first and second sentences and substitute the following: When the bid schedule calls for payment on a megagram basis for material, the Contractor shall furnish and maintain platform scales, scalehouse, and an electronic computerized weighing system, as hereinafter specified. A permanent certified commercial scale may be used with the Engineer’s written approval. Belt conveyor scales are not acceptable for determining pay weight when the contract documents provide for payment on a megagram basis.

Delete the second paragraph and substitute the following: Sanitary lavatory facilities, heating, adequate electrical lighting and 120 volt, 60 cycle power shall be furnished to the scale house.

Delete paragraph three in its entirety.

Delete the fourth paragraph and substitute the following: Furnishing platform scales, tickets, scale house, and the electronic computerized weighing system, including all supplies such as: weigh tickets, paper, printer ribbons, diskettes, etc, and all maintenance and repair services necessary to keep the system functional, shall be supplied by the Contractor and are not a pay item but will be considered a subsidiary obligation. Platform scales, scale house and the electronic computerized weighing system shall remain the property of the Contractor upon completion of the work.

The Scales Diary is a bound book provided by the Engineer, to be completed by the Contractor’s scale person, that contains dates of action, type of material, source, time the scale opened and time the scale closed, times of scale balance, ticket sequence, time the haul for each material started and stopped, voided ticket numbers, truck numbers, times of tare and tare weights, and the scale person’s signature. In addition, the following information on any scale used to weigh materials for payment shall be provided in the Scale Diary:

a.	Owner of the scales, and scale locations.

b.	Manufacturer’s name, model serial number, maximum capacity, and type of scales (single beam, double beam, self-reading, etc).

c.	Date(s) the scales were installed and/or adjusted.

d.	Scale service company inspections and accuracy checks (attach copy).

e.	Division of Weights & Measures inspections and accuracy checks (attach copy).

f.	Time and dates of notification of any malfunctions.

The Scales Diary(ies) shall remain the property of the Engineer.

Delete the second sentence of the last paragraph and substitute the following: Platform scales shall include a weatherproof housing constructed in a manner that protects the recording equipment and allows the scale operator convenient access to the weigh indicator, scale computer, ticket printer, and the printer used to produce the Transaction Summary Report. All components of the platform scales which could be physically manipulated in a manner to alter weights shall be protected by sealed enclosures, acceptable to the Engineer.

Add the following: The Contractor shall provide an electronic computerized weighing system with the following capabilities:

COMPUTER

1.	The scale computer shall have the ability to store project numbers and all pay item descriptions for multiple projects and products which are weighed with the scale system.

The self-reading scale system shall include the scale load cell, a sealed direct reading weight indicator, scale computer, ticket printer, sequential Transaction Summary Report printer, and the ability to record a complete shift’s transaction on a 90 mm high density diskette.

The scale computer shall read the output data from the weight indicator without any unit conversion. If a conversion of pounds to kilograms is necessary, the Transaction Summary printer shall also print the Gross Vehicle Weight of each load in pounds for the Engineer’s review of the metric conversion factor. The conversion factor shall be 907.1847 kg/ton. All individual parts of the system shall be compatible with each other and suitable for field conditions.

Unless prior written authorization is obtained from the Engineer, no payment will be allowed for any material weighed without using the electronic computerized weighing system.

2.	The scale computer shall store the following for each hauling vehicle utilized on the Project: vehicle identification number or the permanent commercial scales’ assigned unique vehicle identification number if so marked on the vehicle, the tractor license number, associated trailer license number(s) or the permanent commercial scales’ assigned unique vehicle identification number(s) if so marked on the trailer, tare weight, and maximum allowable vehicle weight (MAVW).

Vehicles shall be tared a minimum of once daily by the scale operator. The Engineer may request additional tares to be done at any time the scale is operational. The Engineer may also require that he be present when tares are done.

The MAVW shall be calculated by the Engineer and a listing of all vehicles and their MAVW(s) will be placed in the scalehouse by the Engineer. The MAVW will be the maximum allowable legal weight, as determined by the Engineer when overloads cannot be hauled in the traffic stream; the manufacturer’s recommended maximum allowable gross vehicle weight as certified by the Contractor when on-road vehicles are allowed to haul overloads in the traffic stream; or an arbitrary number of 500 Mg when the Engineer allows unrestricted overloads out of the traffic stream.

The scale operator shall only utilize MAVWs which have been provided by the Engineer in writing. No tickets shall be issued to a vehicle until the Engineer provides the MAVW.

3.	During weighing operations, the electronic computerized weighing system shall compare each vehicle’s gross weight to its MAVW. If the vehicle exceeds its MAVW the system shall alert the scale operator that an “overload” exists and the system shall not issue a ticket.

No payment will be made for any material hauled in a vehicle which is not in conformance with the requirements of Subsection 105-1.12, Load Restrictions, and this Subsection. Non-conforming vehicles shall dump sufficient material so that they conform, and then be reweighed.

4.	The computer system shall have a battery backup as well as protection for power surges or brown outs. The computer system shall be capable of retaining all stored data during a power outage and shall be operable during a power outage to allow shutdown of the hard drive without the loss of information.

TICKETS

The ticket printer furnished by the Contractor shall print a legible weigh ticket for the Engineer on continuous feed 10 kg paper with nominal dimensions of 215 mm by 140 mm, and with the following information on each ticket in the order listed:

a.	Sequential ticket number (8 digits, the first 3 digits being a Project code, the next being a product code [A, B, and C for the borrow classifications, D for Crushed Aggregate Base Course, E for asphalt, etc, as directed by the Engineer], and the last 4 digits being the sequential number for each product).

The permanent commercial scales may use “load number” to count the sequential loads for the Project. The load number shall be the different for each project and product hauled, and shall be reset to “O” at the beginning for each shift.

Whichever is used, this number shall be output to the data diskette given to the Engineer as Field 1, TKT.

b.	Project information (20 digits, the first 5 being the Project AKSAS number, the next 11 for the Project name, and the last 4 for a materials source reference).

c.	Date and Time of Dispatch (24 hour time).

d.	Pay Item name in words with “-Job Total”, “-Shift Total”, “-Daily Total”, or “- Cumulative” Megagrams (Product Total This Ticket Sequence, Starting with “1”, in megagrams, with each shift starting with “O”).

e.	Vehicle identification number, license number, and trailer license number(s). The permanent commercial scales may assign a permanently affixed tractor and trailer vehicle identification numbers, and shall maintain a current record of the corresponding license numbers.

f.	MAVW, as provided by the Engineer in writing.

g.	Gross weight in megagrams, rounded to the nearest megagram after conversion.

h.	Tare weight in megagrams, rounded to the nearest megagram after conversion.

i.	Net weight in megagrams, rounded to the nearest megagram after conversion.

All of the above items are to be printed by the ticket printer with a minimum of a 12 point font, and Items b. through c. above shall not be pre-printed. After printing, the weigh ticket shall be automatically advanced to a position where it can be torn off at a perforation and handed to the driver.

TRANSACTION SUMMARY REPORT PRINTER

The electronic computerized weighing system shall include a sequential Transaction Summary Report printer that will print out all transactions (keystrokes) made by the computer concurrently with the ticket printer. For permanent commercial scales, the Transaction Summary Report may be printed at the end of the company’s daily shift with the Engineer’s approval. The printer shall print all scales transactions including tares, voided tickets, and data changes made by the scale operator. The printer shall allow for the paper to be manually advanced so that the scale operator can write notes on the paper when special situations occur such as voided tickets, incorrect hauling unit number used, etc, which shall also be noted in the Scales Diary as provided under Subsection 109-1.02, Measurement of Quantities.

Transaction Summary Reports will be printed concurrently, or at the end of the shift in the case of a commercial scale if approved by the Engineer. The Report shall include the following information:

a.	Project number (first 5 characters of Field 11, PROJECT).

b.	Date (Field 2, DATE).

c.	Pay item.

d.	Materials source number (last 3 or first 2 characters of Field 10, PRODUCT, at the Engineer’s option).

e.	Sequential ticket number, or load number, at the Engineer’s option.

The sequential weigh ticket number shall be set to “1” at time 0:00 (12:00 pm) or prior to the first load being hauled at the beginning of each shift for each unique project number, pit number, and pay item combination. The project information, date, pay item, hauling unit identification number(s), their MAVW’s, and the scale operator’s name shall also be able to be set by the scale operator. Tare weights shall only be able to be changed by a tare weighing operation.

DATA DISKETTES

The electronic computerized weigh system shall also provide the Engineer with a 90 mm high-density diskette at the end of the shift. The disk shall record all ticket information which was produced during the shift.

The data shall be stored in two files with the same information but different formats. The first file shall be in dBASE IV format (IBM) and shall be useable by the program without any conversion or manipulation. The naming convention for this file shall be “yymmdd.dbf”. The second file shall be a raw data file in ASCII format with fields separated by commas, character fields enclosed in double quotes, a carriage return at the end of each record, and an end-of-file-mark following the last record. The naming convention for this file shall be “yymmdd.csv”. If more than one scale is used on the Project, a scale location designation acceptable to the Engineer shall be utilized for the 7th and 8th characters of the filename.

If the Contractor is hauling from a permanent commercial scales operation, then the commercial vendor shall download his hard drive directly to a disk without conversion or manipulation at the end of the shift. He shall also provide conversion programs and training so that data can be converted into the information the Engineers requires.

In the event both data files on the diskette are not completely useable to obtain all truck weighing data, the Contractor shall correct, construct, or reconstruct the data file utilizing the sequential Transaction Summary Report or other information, as directed by the Engineer, as a data source. No payment will be made for any hauled material on a given date until an accurate “daily” data file has been delivered to the Engineer. If written permission is obtained from the Engineer to weigh without the electronic computerized weighing system for a minor equipment failure, a data file, acceptable to the Engineer, shall be constructed as described above.

The fields for each record shall be in the following format and order. Other data fields may also be provided but shall follow the fields in the required format.

| Field | Field Name | Type | Width |
| --- | --- | --- | --- |
| 1 | TKT | Character | 4 (right justified w/leading blanks) |
| 2 | DATE | Character | 8 (mm/dd/yy) |
| 3 | TIME | Character | 5 (hh:mm) (24 hour) |
| 4 | UNIT_ID | Character | 5 (right justified w/leading blanks) |
| 5 | MAVW | Numeric | 6 (kilograms) |
| 6 | GROSS | Numeric | 6 (kilograms) |
| 7 | TARE | Numeric | 6 (kilograms) |
| 8 | NET | Numeric | 6 (kilograms) |
| 9 | COMMENTS | Character | 20 |
| 10 | PRODUCT | Character | 20 |
| 11 | PROJECT | Character | 20 |
| 12 | GROSS | Numeric | 6 (pounds) |

The system shall be able to generate the summary Report, either during or at the end of the day or shift, which summarizes the number of loads and total net weight for each Date, Project, and Product. The original of the end of day Report shall be given to the Engineer at the end of each shift.

A user instructional manual shall be available for each scale which explains the complete scale operation. A copy of this manual shall be kept in each scalehouse and be available for review by the Engineer at all times.

In the event that extra construction engineering expenses are incurred due to checking non-machine data entries or other data irregularities, an amount equal to the value of those expenses will be deducted from the value of the item before payment. (1/9/97)R145M

644-3.01 METHOD OF MEASUREMENT. Add the following: Field transportation will be measured per each vehicle provided. If a replacement vehicle is necessary, no additional measurement for payment will be made.

644-4.01 BASIS OF PAYMENT. Delete the sixth paragraph and substitute the following: Field Transportation. The price per vehicle will be full compensation for furnishing the vehicle, fuel, and all required maintenance and insurance.

Standard Modifications

644-4.01 BASIS OF PAYMENT. In the last full paragraph, begining with “Furnishing the following is subsidiary”, after “platform scales,” insert “ scale operators, “ .  (06/25/99)M 81

## Special Provisions

644-4.01 BASIS OF PAYMENT. Add the following: Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory.

Change the pay unit for Item No. 644(6), Engineering Transportation, from “Lump Sum” to “Each”.

(7/8/98)R63aM

Add the following Section:

# SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01 DESCRIPTION. This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved. The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 OBJECTIVE. Training and upgrading of minorities and women toward journey status is the primary objective of this program. The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision. Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j, and 7.1, located in the “green pages” of this document.

645-3.01 GENERAL. The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can

be provided. Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following: contributes to the cost of the training, provides the instruction to the

apprentice/trainee, or pays the apprentice’s/trainee’s wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive. Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor. Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the

project as long as training opportunities exist or until training has been completed. It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual’s training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project. Existing USDOL/BAT apprentices should already have a copy of their program. No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee. The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02 WAGES. Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period. Trainee wages shall be identified on Form 25A310. Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program. Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03 SUBCONTRACTS. In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor. Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate. However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01 METHOD OF MEASUREMENT. The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls. There shall be no credit for training provided under this section prior to the Contractor’s submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section. Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 BASIS OF PAYMENT. Payment will be made at the contract unit price for each hour of training credited. Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project. No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

- train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department’s federal mandate to bring women and minorities into the construction industry. Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program. Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment.

Number of hours of training not provided, times the journey worker hourly scale plus benefits. The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program,	Labor Hour

3 Trainees/Apprentices

(10/29/91)S16

Add the following Section:

SECTION 646

EQUIPMENT RENTAL

Special Provisions

646-1.01 DESCRIPTION. This item consists of furnishing construction equipment, operated, fueled and maintained, on a contingent sum basis for use in construction of extra or unanticipated work at the direction of the Engineer. Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor’s operations shall at all times be in accordance with the Engineer’s instructions. These instructions by the Engineer shall be to the Contractor’s supervisory personnel only, not to the operators or laborers. In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor’s responsibility to prosecute the work in the safest and most expeditious manner.

646-2.01 EQUIPMENT FURNISHED. In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer. The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements. The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work. The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production. The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer’s specifications. Alterations will not be

considered acceptable in achieving the minimum rating. Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

646-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL. Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity. All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor’s representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work. Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

646-3.01 CONSTRUCTION REQUIREMENTS. The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project. The serial number and brief description of each item of equipment listed in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer.

Each day’s activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor’s representative at the end of each shift, and a copy will be provided to the Contractor’s representative.

646-4.01 METHOD OF MEASUREMENT. The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer. The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment. Travel time to or from the project, will not be authorized for payment.

646-5.01 BASIS OF PAYMENT. Item 646(2) Wide Pad Dozer, 48-kW Min., will be paid on a contingent sum basis at the rate of $150.00 / hour.

The contingent price per hour for the equipment shown above shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment. Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

646(2)	Wide Pad Dozer, 48-kW Min.	Contingent Sum

(3/10/98)R15aM

Add the following  Section:

SECTION 650

PARK FACILITIES

650-1.01 DESCRIPTION.  This work shall consist of furnishing, constructing and placing park facilities in conformance with the plans and special Provisions.

650-1.02 APPLICABLE ACCESSIBILITY STANDARD. Americans with Disabilities Act (ADA) Accessibility Guidelines for buildings and Facilities.

650-1.03 SUBMITTALS.  Submittals are required for materials.  Submittal approval by Department required prior to incorporation of materials into work. The contractor shall make materials available for inspection in a convenient manner, at the time of arrival, for conformance with the submittal information and contract documents.  Materials found to differ from contract specification shall be replaced at no additional expense to the Department.

650-1.04 SUBSTITUTIONS.  Substitutions will be made in accordance with subsection 106-1.01.

MATERIALS

650-2.01 GENERAL.  All materials shall be new and conform to the details shown on the plans or as specified.

650-2.02 GALVANIZING.  Conform to AASHTO M111 or M232 (ASTM A 123 or A153).

650-2.03 BACKFILL.  Selected Material, Type a conforming to subsection 703-2.07.

650-2.04 CONCRETE.  5-sack and 6-sack Concrete conforming to Section 501.

650-2.05 SIGNS. Fabricate sign panels to the dimensions shown on plans.  Metal sign panels shall be 2 mm thick alloy 6061-T6 aluminum.  Wood sign panels shall be medium density overlay plywood.  Signs shall have type II (medium intensity reflective sheeting background with color as specified.  White highe intensity sheeting for symbols, letters, and borders shall match 3M Scotchlite reflective Sheeting #2290.  Brown medium intensity sheeting for background shall match 3M Scotchlite Reflective Sheeting #2279.

650-2.08 PAINT.  Unless otherwise specified, use the following paint types and colors, or approved equals:

- Solid Oil Stain.  Exterior alkyd flat finish stain, color russet.  Color-Shield 4000#63-138 Russett as manufactured by Preservative Paint Company, Russet as manufactured by Pittsburgh Paint Company, or Olympic Russet as manufactured by Pittsburgh Paint company, or Olympic Russet, as manufactured by PPG Architectural Finishes, Inc.  Submit color samples of proposed substitutions for approval.

- Semi-Transparent Oil Stain.  Exterior alkyd based stain, color to match solid oil stain russet.  Stains for pressure treated wood shall be recommended by the manufacturer for use on pressure treated wood.

- Clear Wood Finish.  Clear wood finish shall be penetrating oil base stain formulated for water repellency.

- Metal Primer Paint.  As recommended by enamel paint manufactureer.

- Enamel Paint.  Exterior alkyd base gloss enamel.  Color to match solid oil stain color.

- Above Ground Wood Preservative.  Brown preservative with active ingredient of minimum 9.08 percent copper naphthenate (equivalent to minimum 1 percent metallic copper).  Color to be approved by Engineer.

- Below Ground Wood Preservative.  Preservative with active ingredient of minimu 18.16 percent copper naphthenate (equivalent to minimum 2 percent metallic copper).

- End Cut Preservative for Treated Wood.  Brown preservative with active ingredient of minimum 18.16 percent copper naphthenate (equivalent to minimum 2 percent metallic copper).  Color to match preservative pressure treatment color.

Paint that has been froze or is out of date shall be replaced at no additional cost to the Department.

650-2.09 STRUCTURAL STEEL.  Structural steel shall conform to the requirements of ASTM Specifications A36, for Structural steel.

650-2.10 FASTENERS.   Commercial quality and type hardware as required to securely hold all members in place in accordance with National Design Specifications.  Nails and lag screws shall be hot dipped galvanized.  All other fasteners shall be corrosion resistant.  Fasteners in pressure treated wood shall be hot dipped galvanized.  Nails and wood screws below grade in pressure treated wood shall be stainless steel.

650-2.12 SEAT ROCK.  Seat rocks shall be a minimum 1 meter diameter when measured in any direction.  The rocks shall have one relatively flat surface and can be used for a seat when installed in the ground.  Seat rocks shall be selected by the Engineer from the contractor’s rock source.

CONSTRUCTION REQUIREMENTS

650-3.01 GENERAL.  Locations shown on the drawings of park facilities are approximate.  The engineer will field locate park facilities at the time of construction.

650-3.02 EXCAVATION AND BACKFILL.  Conform to the requirements of Section 204 and the details on the plans.  The removal and disposal of native material will be done at the direction of the Engineer.

650-3.03 CONCRETE.  Conform to the requirement sof Section 501 and the details on the plans.

650-3.04 WOOD.  Competent carpenters shall be employed and all framing shall be true and exact. All non-removable shipping, storage, and erection marks on the lumber shall be located so as to be hidden from view in the completed work.  Use of damage lumber shall not be allowed.  Store on-site lumber above the ground and protected from damage and weathering.

Predrill and countersink connections to prevent splitting.  Flare openings to aid drainage.  Holes for round drift-bolts and dowels shall be bored with a 1.5 mm smaller in diameter than that of the bolt or dowel used.  Holes for machine and carriage bolts shall be bored with a bit of the same diameter as that of the bolt.  Holes for lag screws shall be bored with a bit not larger than the body of the screw at the root of the thread.

Unless otherwise specified, USS flat washers shall be used in contact with all bolt heads and nuts that would otherwise be in contact with wood.

650-3.05 PAINT.  Deliver in sealed containers with labels legible and intact.  Remove dirt, grease, oil and other construction debris prior to painting.  Insure that surfaces to be painted are even, smooth, sound, clean, dry and free from defects affecting proper application.  Metal surfaces to receive paint shall be corrosion free.  Apply per manufacturer’s recommendations.  Apply paint material evenly without runs, sags, or other defects.  Work each coat into the material being coated at an average rate of coverage recommended by the manufacturer.  Cover surfaces completely to provide uniform color and appearance.  Remove all paint, stain, or other finish material where it has spilled or spattered.

- General.  Unless otherwise specified, schedule finishes as follows:

- Non-Treated Wood, Surfaced.  Finish surfaces not scheduled to receive stain or clear wood finish with wood preservative.

- Non-Treated Wood, Rough Cut.  Saturate below and above ground surfaces not scheduled to receive stain with wood preservative.

- Treated Wood, Hidden.  Dados, cut ends, drilled holes and field cuts in wood materials shall be brush coated to saturation with end cut preservative.

- Treated Wood, Exposed. Saturate cut surfaces with scheduled finish.  Finish surfaces not scheduled to receive stain with wood preservative.

- Metal.  Prime and paint exposed metal surfaces that are not fabricated of corrosion resistant material or galvanized.  Zinc chromate primer shall be applied at temperatures between 45 and 90 degrees Fahrenheit unless otherwise specified by the manufacturer and approved by the Engineer.

- Interpretive Sign

- Logs.  Clear wood finish.

- Other Wood.  Clear wood finish.

650-3.06 SEAT ROCK. Place seat rocks with 0.5 to 1 meter height and a minimum of 20 percent of the height of rock set below ground level.

650-4.01 METHOD MEASUREMENT.  Park facilities with the unit measure “each” will be measured by the actual number of facilities completed and accepted.

Pedestrian Walkway will be measured by the square meter in place and accepted.

650-5.01 BASIS OF PAYMENT.  The accepted quantity of park facilities will be paid for at the contract unit price per unit of measurement for the type specified completed in plac, and listed below excluding all clearing, grubbing, topsoil and crushed aggregate base course, which shall be paid for separately at contract unit prices.   Excavation, concrete, hardware and other material required to complete the Interpretive Sign Installation will not be paid for separately, but will be subsidiary to 650(40) Interpretive Sign.

SECTION 654

VAULTED TOILET

Special Provisions

654-1.01 DESCRIPTION. This work consists of constructing vaulted toilets in conformance with the plans and specifications.

654-1.02 APPLICABLE STANDARD DRAWING. Division of Parks and Outdoor Recreation Standard Drawing R-7, Vaulted Toilet.

654-1.03 APPLICABLE ACCESSIBILITY STANDARD. Americans with Disabilities Act (ADA) Accessibility Guidelines for Buildings and Facilities.

654-1.04 SUBMITTALS. Submittals are required for materials. Submittal approval by Department required prior to incorporation of materials into work. Complete submittal information is required to be on the job site at all times during the construction of the vaulted toilets. Contractor shall make materials available for inspection in a convenient manner, at the time of arrival, for conformance with the submittal information and contract documents. Materials found to differ from contract specifications shall be replaced at no additional expense to Department.

654-1.05 SUBSTITUTIONS. Substitutions will be made in accordance with Subsection 106-1.01.

# MATERIALS

654-2.01 GENERAL. Materials shall be new and conform to the details shown on the plans or as specified. A list of approved products is available upon request.

654-2.02 BACKFILL. Material will be Selected Material, Type A conforming to Subsection 703-2.07.

654-2.03 CRUSHED AGGREGATE SURFACING. Crushed aggregate base course, grading D-1 conforming to Section 301.

654-2.04 CONCRETE. 5-Sack and 6-Sack Concrete conforming to Section 501.

654-2.05 REINFORCEMENT STEEL. Reinforcing steel shall conform to Subsection 709-2.01.

654-2.06 FASTENERS. Commercial quality and type of nails and screws as required to securely hold all members in place in accordance with National Design Specifications. Nails shall be hot dipped galvanized. All other fasteners shall be corrosion resistant.

654-2.07 STEEL CONNECTORS FOR WOOD CONSTRUCTION.

1.	Post Cap/Base. Dual-purpose post cap/base combination for light post cap or post base connections, similar to Simpson BC4. Constructed of 18 gauge galvanized steel for 100 mm x 100 mm posts and timbers, designed for allowable load of 445 kilograms pounds uplift and 454 kilograms lateral.

2.	Elevated Post Base. Painted steel elevated post base for connecting 100 mm by 100 mm wood post to concrete floor, similar to Simpson EPB44. Connector constructed of 12 gauge post base plate and 26 mm outside diameter by 200 mm pipe, designed for allowable load of 485 kilograms pounds uplift, 1570 kilograms down force, and 363 kilograms lateral. The pipe portion of connector to be installed in concrete floor at time of pour.

654-2.08 LUMBER. Conform to Section 713. Lumber to be graded in accordance with Western Wood Products Association Grading Rules. Species shall be Hem-Fir. Light framing shall be Construction Grade. Structural joists and planks shall be No. 2 Select Grade or better.

654-2.09 TREATED LUMBER. Conform to Section 714. Pressure treat lumber water borne salts preservatives Chromated Copper Arsenate (CCA), Ammonical Copper Arsenate (ACA), or Ammonical Copper Zinc Arsenate (ACZA).  Minimum retention shall be minimum 0.60 pounds per cubic foot.

654-2.10 SHEATHING MATERIALS. Conform to the latest edition of U.S. Product Standard PS-1 and shall be identified with the appropriate grade-trademark of the American Plywood Association.

1.	Roof Sheathing. 15 mm APA 32/16 Rated Sheathing, C-D Interior with exterior glue.

2.	Siding. 16 mm APA 303-16 o.c., rough-sawn Texture 1-11, with grooves 100 mm o.c. Siding should be from the same manufacturing lot to ensure consistent appearance.

3.	Soffits and Ceilings. 3/8” APA A-C Ext.

4.	Interior Walls. 12 mm APA A-C Ext.

654-2.11 ROOF TRUSSES. Roof trusses with 50 mm x 100 mm members shall be commercially manufactured for a minimum roof design live load of 250pounds per square foot.

654-2.12 WOOD TRIM AND MOLDING. Shall be free from warpage, stain, rot and other imperfections affecting strength, durability and appearance.

1.	Dimensional Interior Trim. Common Pine, surfaced four sides. Moisture content not to exceed 12 percent for interior trim.

2.	Dimensional Exterior Trim. Tight knot Common Cedar with exposed surfaces rough cut. Moisture content not to exceed 19 percent for exterior trim.

3.	Quarter Round Molding. Conform to the Wood Moldings and Millwork Producers standard pattern WM 105 18 mm X 18 mm, and shall be pine or hemlock.

654-2.13 FLASHING AND SHEET METAL. Exposed fastener metal roof system with panel base metal steel conforming to ASTM A-446, Grade E, (80,000 psi minimum tensile strength) with a protective coating of zinc-aluminum alloy conforming to ASTM A-792-83, 45 percent zinc and 55 percent aluminum by weight applied to a thickness of 1.9 mils. Alternate coatings proposed for substitution will not be accepted. Exterior paint finish to be a 0.65 mil Polyester finish coat over a 0.2 mil baked-on epoxy primer. Exterior color to match Denali Green by ASC Pacific, Inc. Interior paint finish to be a 0.25 mil off-white backer over a 0.15 mil baked-on epoxy primer.

1.	Roof Panels. Minimum 29 gauge, 900 mm wide panel with 225 mm on center roll-formed profile pattern consisting of three evenly spaced ribs, one tall rib followed by two shorter ribs.

- Gable Trim and Universal Ridge. Shall be approximately 150 mm wide.

3.	Closure Strips. Polyethylene foam type to fit panel profile or 25 mm by 25 mm universal closures.

4.	Sidelap Mastics. Closed cell neoprene butyl.

5.	Vault Vent Pipe Flashing. Flexible one piece, ultra-violet resistant, E.P.D.M. (ethylene-propylene diene monimer) rubber pipe flashing.

6.	Fasteners. Metal to wood fasteners as recommended by the manufacturer. Fastener length should assure penetration of at least 25 mm into the wood. Fastener heads shall be prepainted the same color as roof panels.

654-2.14 ROOFING FELT. 15# dry felt saturated in hot asphalt.

654-2.15 JOINT SEALER. Silicone caulking compound compatible with all surfaces encountered in the work.

654-2.16 DOOR AND HARDWARE.

1.	General. Conform to the following:

a.	SDI-100, Standard Steel Doors and Frames.

b.	DHI, Door Hardware Institute, the Installation of Commercial Steel Doors and Steel Frames, Insulated Steel Doors in Wood Frames and Builder’s Hardware.

c.	ADA Accessibility Requirements.

2.	Door. 44 mm thick, 900 mm x 2100 mm insulated metal flush exterior door manufactured of 20 gauge cold rolled stretcher leveled steel. Door shall be reinforced, stiffened, insulated, and sound deadened with a solid slab of expanded polystyrene foam permanently bonded to the inside of each face skin. Lock rail shall be one piece full height 14 gauge pressed channel x elongated templating. Hinge rail shall be one piece full height 14 gauge pressed channel, formed and tapped for hinges. Top and bottom of door shall have 16 gauge

steel closure channels. Doors shall have beveled (3 mm in 50 mm) lock edge. Door shall be bonderized and finished as standard with one coat of baked on prime coat paint.

3.	Door Jamb. Metal door frame fabricated of galvanealed 18 gauge steel with unequal rabbet, 115 mm jamb depth, prepared for all hardware including deadbolt, “M” Type Flush Frame. Omit sill. Anchor system for jambs shall be the “Existing Wall Masonry Anchor”. Centerline of latchset strike shall be 1010 mm inches from bottom of frame. Centerline of deadlock strike shall be no higher than 1200 mm above the finished floor.

4.	Hinges. 115 mm x 115 mm full mortised spring hinges with concealed bearing, US26D, 1½ pair per leaf to fit metal door frame.

5.	Latchset. Heavy duty commercial grade push/pull latchset with 69 mm backset, government standard #161 cutout, minimum ½ inch bolt throw, US26D finish, non-handed, meeting ADA accessibility requirements. 40 mm x 115 mm handles to be mounted vertical with handles up and not projecting from door more than 65 mm. Engraved with the word PULL on the exterior handle and the word PUSH on the interior handle.

6.	Indicator Deadlock. Bore-in lever activated indicator deadlock with 69 mm backset, minimum 13 mm bolt throw, chrome finish, ADA accessible lever control inside, key unlock mechanism outside, and visual message on outside. Message to be OCCUPIED when dead bolt is projected and VACANT when dead bolt is retracted. Each lock shall have a key. All parts shall be precision die cast and zinc plated. Insure that door fabricator has cutout pattern for approved indicator deadlock.

- Door Holder. Surface type overhead door holder and shock absorber, ANSI 156.8, US26D, reversible non-handed for single acting doors, designed to engage and release door automatically by roller cam action with provisions for a control knob at the bottom of the channel to engage or disengage hold-open action. Sliding member in channel shall have accessible adjustment screw to regulate hold-open tension. Channel to be applied to door with sex bolts. Arm to swing flush on top of channel when door is closed.

8.	Door Bottoms. Pemko 321, Ultra DB057, Reese 602/603, or N.G.P. 198N.

654-2.17 WINDOW AND SOLAR CHIMNEY BOX PANELS. Pebble finish clear polycarbonate sheeting. Window panels to be 5 mm thick. Solar chimney box panels to be 3 mm thick.

654-2.18 PAINT. The following paint types, or approved equals, are specified:

1. 	Epoxy Paint. Two component (base and catalyst) cross linked epoxy paint, semi-gloss, color white.

2.	Oil Stain. Solid oil base stain, flat, color russet. Color-Shield 4000 #63-138 Russett as manufactured by Preservative Paint Company, Russet as manufactured by Pittsburgh Paint Company, or Olympic Russet as manufactured by PPG Architectural Finishes, Inc.

3.	Alkyd Semi-Gloss Enamel. Color to match oil stain.

4.	Paint for Plastic Vent Pipe. Exterior latex base paint, color black.

5.	Primer for Plastic Vent Pipe. Primer specifically designed for painting plastic, color black.

6.	Concrete Sealer. Clear acrylic copolymer conforming to AASHTO M-148 (ASTM C 309) Standard Specification for Liquid Membrane-Forming Compounds for Curing Concrete, for Type 1 compounds.

Paint that has been frozen or is out of date shall be replaced at no additional cost to the Department.

654-2.19 METAL VENT WITH SECURITY GRILLE. Non-vision two piece steel inverted Y louvers with vandal proof design. Louver blades and frame constructed of 18 gauge corrosion resistant steel. Lattice grill is constructed of 16 gauge corrosion resistant steel with 19 mm openings and 6 mm fret bars. Door vent grill size is 350 mm high by 550 mm wide. Wall vent grill size is 200 mm high by 1050 mm wide.

INDICATE VENT LOCATION FOR YOUR PROJECT

Each toilet structure will have only one location of vent, door or wall. Toilet(s) Number #,#, and # will have door vents only. Toilet(s) Number #,#, and # will have wall vents only.

654-2.20 ACCESSIBLE TOILET ROOM SIGNS. Tactile 3-D Braille signs of high impact Plexiglas conforming to Section 4.30 Signage, Americans with Disabilities Act.

1.	Handicap Symbol Sign. 150 mm by 150-mm sign with white handicapped pictogram on brown background.

2.	Men/Women Restroom Sign. 150 mm by 225-mm sign with white MEN/WOMEN pictogram, lettering, and Braille on brown background.

654-2.21 METAL SIGNS. Metal signs shall be fabricated to the dimensions shown. Reflective sheeting shall be Type II (medium intensity) with white sheeting for symbols, letters, and borders, and brown sheeting for backgrounds. Layout details of custom signs not shown shall conform to the Alaska Sign Design Specifications. Sign sheets shall be alloy 6061-T6 aluminum, 2 mm or thicker.

The trash message sign shall be a 300 mm by 300 mm sign laid out as follows:

PLEASE HELP Help lower maintenance costs by properly disposing of trash and not placing trash in toilet. Please close toilet lid THANK YOU

654-2.22 TOILET ACCESSORIES.

1.	Grab Bar. One piece 40 mm outside diameter heavy duty stainless steel horizontal grab bar constructed to dimensions shown on the floor plan. Meet ADA accessibility requirements. Mounting flanges shall have exposed fasteners.

2.	Toilet Paper Dispenser. 3 roll toilet paper dispenser, Model TH-3 by Pilot Rock Park Equipment (1-800-762-5002), 3 Roll Toilet Paper Dispenser by Romtec, Inc. (503-496-3541), Aslin Three-Roll Dispenser (503-269-1903).

Dispenser is commercially manufactured of 6 mm thick steel plate consisting of two L-shaped wall brackets and a cross bar to hold three rolls of toilet paper. One leg of each wall bracket has three holes for fastening to 400 mm o.c. wall framing. The other wall bracket leg is slotted to receive the cross bar. The cross bar is wider than the standard center hole in a toilet paper roll to prevent removal of paper by rolling. One end of the cross bar is bent so that it cannot be removed from the wall bracket from one direction. The other end of the cross bar has a 9 mm padlock hole. When padlocked, the cross bar cannot be removed from the wall brackets. The dispenser has a gloss white enamel finish.

3.	Wardrobe Hook. Single robe hook, one piece brass casting with satin nickel plated finish to match stainless steel, 69 mm flange diameter, 86 mm projection from wall, and mounted with three exposed countersunk mounting screw holes.

654-2.23 TOILET RISER ASSEMBLY. 450 mm high smooth, white cross-linked polyethylene vault toilet riser, 22 mm thick white high impact polystyrene seat, and white high impact polystyrene cover. Molded one piece design with not joints or seams. Mounting hardware shall be stainless steel. Riser Dimensions: 450 mm high from floor, 125 mm flange “skirt”, 515 mm by 413 mm oval.

654-2.24 TANK VENT SYSTEM.

1.	Pipe. 300 mm diameter Schedule 40 plastic pipe, impermeable.

2.	Pipe Elbows. 300 mm diameter 45 degree elbows Schedule 40 plastic pipe, impermeable.

3.	Pipe Support Wire. Galvanized 12 gauge wire.

654-2.25 TOILET TANK. 3170 kiloliter steel tank fabricated in accordance with plans. The inside and outside surfaces of tanks shall be coated with two coats of coal tar pitch solution after fabrication. The coal tar pitch solution shall have an unthinned volatile organic compounds content of 3.12 kilograms per kiloliter with 62 percent to 66 percent solids by volume. Other coating satisfying requirements of the Alaska Department of Environmental Conservation may be used. Bituminous coating shall not be acceptable as an equal.

654-2.26 MANHOLE COVER. 600 mm cast iron manhole cover with 92 mm deep by 458 mm diameter lower section meeting Bureau of Reclamation Specification for Manhole Cover to fit over 375 mm pipe, modified to not have center lifting handle. Unit weight of cover shall be approximately 22 kilograms.

# CONSTRUCTION REQUIREMENTS

654-3.01 SITE WORK. Excavation and backfill shall conform to Section 204 and the details on the plans. Finish ground profile within 3 meters of concrete pad to slope away from concrete pad for drainage. Install finish surface around concrete pad so that no vertical break results at the point where the surfacing meets the concrete slab. Portions of concrete pad that do not abut adjacent sidewalk or parking areas shall have minimum 1 foot shoulders and maximum 3:1 fill slopes.

654-3.02 CONCRETE. Concrete shall conform to Section 501 and the details on the plans. Coordinate concrete placement with the Engineer at least 24 hours prior to the scheduled arrival of concrete. Place concrete only after formwork has been accepted.

Reinforcing steel shall not be in contact with formwork or ground during concrete placement. If concrete block pieces are used in lieu of chairs, they shall not have a surface area greater than 5805 square millimeters.

Slope concrete slab as shown on the drawings. Floors of interior areas are to receive a hard trowel finish. Exterior slab surfaces are to receive a broom finish with striations parallel to ridge of toilet building. Finish concrete around manholes so that manhole covers bear evenly and flat around perimeter without gaps and irregularities.

Slope concrete ballast inside steel tanks from front to rear as shown on the drawings. Concrete floor of steel tanks are to receive a hard trowel finish to facilitate tank cleaning.

Seal concrete using the specified product or approved equal in accordance with the manufacturers instructions. Sealing ballast concrete is not required. Apply sealant to sides of slab after forms have been removed.

Cover concrete with polyethylene film while concrete is still moist. If concrete surface appears dry it should be wetted with a fine spray before sheeting is placed. If more than one sheet is used, sheets should be lapped minimum 450 mm. Weight polyethylene to allow sheet(s) to remain in contact with concrete surface. Polyethylene shall remain in place for at least 3 days.

Protect concrete against damage from construction operations and painting overspray. Patch concrete damaged by construction operations in a manner acceptable to the Engineer.

654-3.03 ROUGH CARPENTRY. Shall consist of wood framing, blocking, nailers, columns, beams, plates, roof sheathing and trusses, and rough hardware. Use of damaged lumber shall not be allowed. Store on-site lumber above the ground and protected from damage and weathering.

Sole plate shall be treated lumber, cut to a taper where required in order to level building. Treat cut sole plate surfaces with 3 coats of copper naphthenate and install cut surfaces up.

Space roof trusses at equal distances. Secure trusses in place prior to roof sheathing installation. Install roof sheathing with long edge/face grain perpendicular to the framing and with joints staggered. Butt joints, with a gap of 1/16” at panel edges and 1/8” at panel ends, and drive nails flush with surface of plywood.

Use box nails for rough carpentry unless otherwise noted. Minimum nailing schedules are listed below. Connections not listed shall conform to Uniform Building Code (UBC) Table 25-Q.

Connection				Fastening

1. Top plate to stud, 				end nail	2-16d

2. Stud to sole plate, 				end nail	2-16d

3. Stud to sole plate, 				toe nail		4-8d

4. Doubled studs, 				face nail 	16d at 600 mm o.c.

5. Doubled top plates, 			face nail	16d at 400 mm o.c.

6. Top plates, laps & intersections, 		face nail	2-16d

7. Roof truss to plate, 				toenail		3-8d

8. Built-up corner studs, 			face nail	16d at 600 mm o.c.

9. Roof sheathing to framing:

- Edge nailing		8d at 150 mm o.c.

- Interior nailing 	8d at 300 mm o.c.

10. Sole plate to floor	510 mm x 125 mm stud type expansion bolt/washer/nut

11. Post cap/base to post/timber			13 mm by 115 mm bolts

12. Solar chimney box framing			41 mm c.r. drywall screws

654-3.04 FINISH CARPENTRY. Shall consist of siding, A-C plywood panels, door jambs, window casings, fascia and trim.

All A-C plywood panels except on interior wall surfaces shall be installed with long edge/face grain perpendicular to the framing and with joints staggered. Siding shall be installed long edge/face grain parallel to wall framing. All joints shall occur on studs or 2 by 4 nailers with minimum bearing equal to plywood thickness.

Siding panels shall be full length except on endwalls. Install endwall siding panels with horizontal joint occurring at the eave level horizontal trim board. A plywood spacer strip is required along the bottom of the endwall siding panels. Siding and bottom wall trim shall be separated from the concrete slab by 6 mm to 6 mm gap.

Fascia shall be installed in long lengths, with end joints staggered over bearings. Use scarf nailing joints between continuous pieces. To prevent skippage marks caused by shrinkage, prime all exposed exterior sides to include scarf joints with one coat of oil stain prior to installation.

Trim and molding shall be installed full length, tight fit, and with end grain hidden. Bevel cut top edge of baseboard trim to 45 degrees and caulk baseboard/floor joint with white silicone.

Install trim as follows:

Exterior Back Wall

Vertical Corner Trim (VCT)				Floor to Soffit

Top & Bottom Horizontal Trim (HT)			Between VCT

Window/Vent (W/V) VT * 				Between T&B HT

W/V HT *						Between W/V VT

- Position trim around vent perimeter with 3 mm clearance.

Exterior End Wall

Horizontal Trim (HT) @ 2.4 meter +  		Between Rake Soffit

VCT	Floor to HT @ 2.4 meter +

HT @ Floor						Between VCT

Exterior Front Wall

VCT						Floor to Soffit

Top HT @ Soffit				Between VCT

VT @ Doors (VDT)				Floor to Top HT

HT Above Doors				Between VDT

HT @ Floor	Between VDT and VCT

Interior Trim

VDT						Floor to HT Above Door

HT Trim Above Door				Outside to Outside VDT

Baseboard (BB)				Miter Corners, Butt to VDT

Ceiling Trim (CT)				Miter at Corners

¼ Round Corner Molding			Butt @ CT, Cope @ BB

Perimeter Window Trim			Miter Corners

Center Window VT				Butt @ Perimeter Trim

Use box nails (bn) on rough cut cedar trim and T1-11 plywood. Use finish nails (fn) on planed trim and exposed sanded plywood. Minimum nailing schedules are listed below. Connections not listed shall conform to Uniform Building Code (UBC) Table 25-Q.

Connection								Nailing

1. 	T1-11 and roof sheathing to framing:

- Edge nailing						8d (bn) 150 mm o.c.

- Interior nailing					8d (bn) 300 mm o.c.

2.	Cedar trim:

- 25x75, 25 x 100, and 25 x 150 gable fascia		2-8d (bn) 400 mm o.c.

- 25 x 150 eave fascia to roof truss end		2-8d (bn)

3.	25 x Pine trim						2-8d (fn) 400 mm o.c.

4.	Quarter round molding				1-8d (fn) 400 mm o.c.

5.	Soffits, ceilings and interior walls:

- Edge nailing						6d (fn) 150 mm o.c.

- Interior nailing					6d (fn) 300 mm o.c.

6.	Window casing to framing				2-8d (fn) 600 mm o.c.

7.	Solar chimney box trim	40 mm c.r. drywall screws

654-3.05 FLASHINGS AND SHEET METAL. Store sheets and other roofing components above the ground and keep dry. Steel roofing shall not come into contact with lead, aluminum, copper, alkalines, fertilizers, or acids. Panels shall be clean and unmarked during and after erection.

Place roofing felt over plywood sheathing. Lap felt 100 mm minimum at sides and top and 250 mm at ridge.

Position first roof panel at gable end away from prevailing wind and check for alignment with building structure. Panels shall overhang sheathing at eave 50 mm as a drip edge. Sidelap mastic shall be installed continuously along edge of panels. Do not place fasteners through the sidelap mastic. Install wood-metal screws at 600 mm on center at major ribs and stitch screws at 300 mm on center at sidelaps.

Align roof panels correctly prior to ridge cap installation. Install closure strips under ridge cap and fasten through cap, closure strips, and roofing at each major rib.

Install closure strip under panel prior to flashing installation. Fasten at 300 mm on center with stitch screws.

Apply gable trim to both roof-sheeting ends. Fasten at top and sides at 600 mm on center.

Install tank vent pipe flashing in accordance with flashing manufacturer’s instructions.

654-3.06 SEALERS AND ADHESIVES. Install adhesives and caulking as required and as recommended by the manufacturer. Excess caulking or adhesives applied to finish surfaces shall be removed. Caulking shall be installed without pin holes. Voids over ¼ inch wide shall not be filled without the use of backing rod. Caulking shall be compatible with the surface to which it is applied.

654-3.07 METAL DOORS.

1.	General. Install door with 1 inch clearance between bottom of door and finish floor before installation of door sweep. Adjust spring hinges

to minimum tension that allows door to close and latch. The maximum force for opening door should not be greater than 2 kilograms.

2.	Metal Door Jambs. Install per manufacturer’s recommendations. Inside and outside jamb faces to be flush with surface of wall panel.

3.	Overhead Door Holder. Install overhead door holder to the exact manufacturer’s measure to insure proper operation of the of the door. Mount overhead door holder to have a 100 degree hold open position.

654-3.08 WINDOWS. Install polycarbonate window panels with the pebble side facing the outside of the building.

654-3.09 SOLAR CHIMNEY BOX. Assemble the solar chimney box and then install on roof. The chimney box assembly has two horizontal polycarbonate panels with 4 mm diameter holes that allows the box to be lowered over the top of the tank vent pipe. The chimney box is secured to the tank vent pipe with two screws through the top polycarbonate panel.

Predrill chimney components and assemble with 40 mm corrosion resistant drywall screws 6 inches on center. Drill two holes at 45 degrees off vertical in the top polycarbonate panel as shown on the drawings to secure chimney box to tank vent pipe. Apply clear silicone caulking as required to seal top panel to chimney box and tank vent pipe. Cut bottom of trim on chimney box to match roofing profile.

654-3.10 PAINTING. Deliver in sealed containers with labels legible and intact. Protect latex paints from freezing.

Remove dirt, grease, oil and other construction debris prior to painting. Remove and protect hardware, accessories, factory-finished work and similar items or provide ample in-place protection. Remove paint in an approved manner from portions of the work not adequately protected from painting operations. Upon completion of each space, carefully replace all removed items. Use only skilled tradesmen for removal, replacement and protection. Cover and protect finished work of other trades and surfaces not to be painted. Use drop cloths of adequate size to protect adjacent areas.

Insure that surfaces to which painting and other finishing are to be applied are even, smooth, sound, clean, dry, and free from defects affecting proper application.

Fill joints, fastener indentations and other imperfections on interior wood surfaces, and exterior A-C plywood surfaces with Fixall or other acceptable wood filler compound. Allow filler compound to dry two days prior to painting. Sand entire surface of plywood sheets prior to painting interior wood surfaces.

Metal surfaces to receive paint shall be corrosion free. Repair damaged surfaces with bonding agent prior to painting. Door and other metal items which have been damaged beyond repair, in the opinion of the Engineer, shall not be installed.

Clean plastic tank vent pipes and elbows with denatured alcohol immediately prior to application of prime coat. Allow prime coat to dry in accordance with manufacturer’s recommendations.

Apply paint material evenly without runs, sags, or other defects. Work each coat into the material being coated at an average rate of coverage recommended by the manufacturer. Cover surfaces completely to provide uniform color and appearance. Leave moldings, trim, ornaments, edges, and millwork clean and true to details without excess paint in corners or depressions. Make edges of paint adjoining other materials or colors sharp and clean, and without overlaps. Do not apply succeeding coats until the undercoat is thoroughly dry unless recommended otherwise by the manufacturer.

Apply finishes as follows:

LOCATION						FINISH

1.	Interior Wood and Metal Surfaces a,c		Epoxy

2.	Exterior Wood Surfaces b			Oil Stain

3.	Exterior Metal Surfaces a,c			Alkyd Semi-gloss Enamel

4.	Door Edges c					Alkyd Semi-gloss Enamel

5.	Visible Plastic Vent Pipe			Vinyl Primer, Vinyl Paint

Notes:

a.	Spray paint door/wall vent grilles.

b.	Oil stain shall be applied to all wood surfaces visible in wall vent holes and solar chimney box.

c.	Do not paint door handles, hinges, latches, weather stripping, bottoms or holders.

Oil stain shall be applied at temperatures between 7 and 32 degrees C. Drying time between coats shall be at least 18 hours unless otherwise approved by the Engineer.

Alkyd semi-gloss enamel shall not be applied below 7 degrees.

Epoxy paint shall be applied at temperatures between 10 and 35 degrees Celsius. Lightly sand between coats of epoxy paint to ensure that surface finish is smooth to the touch. Drying time between coats shall be as follows:

Room Temperature

(Degrees Celsius)				Drying Time

10					3 days

15					2 days

24			 		24 hours

35		 	 		12 hours

Remove all paint, stain, or other finish material where it has spilled or spattered.

654-3.11 DOOR AND WALL VENTS. Attach vents with #10 x ¾ inch round head stainless steel one-way tapping screws.

654-3.12 TOILET ROOM ACCESSORIES. Attach toilet accessories with round head stainless steel one-way tapping screws.

Install grab bar with centerline of bar 825-900 mm above finish floor. Attach with #12 x 1 ¾-inch screws.

Center toilet paper dispenser on the toilet paper dispenser blocking as shown on the plans at 650 mm above finish floor. Attach with #12 x 1 ¾ inch screws.

Install wardrobe hook on the interior center wall, 600 mm from the doorway wall and at 1350 mm above finish floor.

654-3.13 SIGNS. Install signs as shown on the plans. Attach signs with four #12 x ¾ inch round head stainless steel one-way tapping screws, one in each corner. Select hole location in corners of sign to minimize obstruction of message and to present a neat appearance.

654-3.14 TOILET RISER ASSEMBLY. Fasten riser flange to floor with six #8 x 1 inch stainless steel pan head slotted tapping screws with 6 mm outside diameter lead screw expansion anchors. Apply liberal amount of silicone sealant between the hole in the concrete slab and toilet riser. Toilet risers displaying cracks on outside surface shall not be installed.

654-3.15 TANK VENT SYSTEM. Insure that tank vent pipe is installed plumb above roof line. The solar chimney box attaches to the vent pipe and will not be plumb unless the vent pipe is plumb. Use PVC glue at all pipe/elbow connections. Apply silicone at tank vent flange connection. Using a length of 12 gauge galvanized wire, secure vent pipe to top wall plate to prevent separation at pipe to tank connection. Paint the top 1.2 meters of the vent pipe.

654-3.16 TOILET TANKS. Tanks shall be inspected for conformance with contract documents and damage prior to installation. Distortion caused by welding heat or other causes shall be repaired prior to installation. Scrapes or other damage which occurs to the tank coating shall be repaired in a manner acceptable to the Engineer prior to placement. Install as shown on the drawings. Secure tank openings with temporary closures until manhole covers and toilet risers are installed.

654-3.17 MANHOLE COVER. Manhole cover shall be inspected at the time of arrival. Protect manhole cover from concrete spatter.

654-4.01 METHOD OF MEASUREMENT. Measurement will be the actual number of vaulted toilets completed and accepted. Excavation, embankment and crushed aggregate surfacing within the vertical planes of the excavation shown of the vaulted toilet standard drawing are considered subsidiary to this item and will not be measured separately for payment.

654-5.01 BASIS OF PAYMENT. The accepted quantity of vaulted toilets will be paid for at the contract unit price for each vaulted toilet completed in conformance with the plans and specifications excluding all clearing and grubbing.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

654(1)	Vaulted Toilet	Each

(8/24/98)PARKS

Add the following Section:

# SECTION 669

# AUTOMATED TRAFFIC RECORDER STATIONS

Special Provisions

669-1.01 DESCRIPTION. This work shall consist of furnishing and installing traffic count stations for the automated collection of traffic data. An Automated Traffic Recorder (ATR) station is a vehicle detection system, and traffic volume counter (VC). ATRs are operated and maintained by personnel of the Highway Data Section (HDS); main office located at 2200 E. 42nd Street, phone (907) 269-0885 or 269-0876.

A general description of the Automated Traffic Recorders on the project is as follows:

Assembly H1: Station 13+275, A two loop (one loop per lane) configuration, intermittent volume counter without electrical or telephone service.

Assembly H2: Station 27+700, A four loop (one loop per lane) configuration, intermittent volume counter without electrical or telephone service.

669-1.02 REGULATIONS AND CODE. All materials and workmanship shall conform to the standards of the Underwriter’s Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer’s Association, where applicable.

669-2.01 MATERIALS. All materials provided for the work shall be new, and shall meet the following requirements:

1.	Wiring. All wiring shall be in accordance with subsection 660-2.09(A), Wiring. All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer’s name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable. All

wires and cables must be home run labeled for detection type and field location in each junction box and cabinet; for example, V1SLA (for wire) and GaSLA (for cable).

2.	Conduit. All conduit shall be in accordance with subsection 660-2.05, Conduit. All conduit, except for PVC conduit forming the inductive loops, shall be Galvanized Rigid Conduit (GRC), or Intermediate Metal Conduit (IMC) except as noted herein or on the plans.

3.	Junction Boxes. All junction boxes shall be in accordance with subsection 660-2.06, Junction Boxes. Junction boxes used for loops and sensor wires shall not contain any wiring or conduit greater than 24 volts. The covers of all junction boxes used for loops or sensor wires shall be labeled “TRAFFIC”.

4.	Terminal Blocks. All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals. Terminal blocks shall be a barrier type, 20-amps @ 600 VAC, capacity for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips. All conductors shall be terminated to a terminal block, including unused or spares.

5.	Inductive Loops. All inductive loops shall be in accordance with subsection 660-2.08, Conductors. Conductors used for detector inductive loops shall be #14 AWG conductor in polyethylene tubing conforming to IMSA 51-5.

Loop lead-in cable home run shall consist of a twisted pair 18 AWG stranded tinned copper wire with polyethylene insulation, covered with an aluminum foil shield, stranded copper drain wire, and PE outer jacket conforming to IMSA specification 50-2.

Multiple pair loop lead-in cable shall consist of 18 AWG stranded tinned copper wire with each twisted pair containing a 20 AWG tinned copper drain wire, an aluminum shield and overall PVC or PE jacket.

6.	Cabinets. The Style CBA1 control cabinet shall be installed according to subsection 660-4.01, Installation Details.

The Style CBA1 cabinet shall be mounted on a pedestal which is supported with a foundation per standard details as noted on the plans.

7.	Asphalt Pavement. Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement for Asphalt Concrete, Type I.

8.	Traffic Volume Counter. The Contractor shall supply and install traffic volume equipment at Assembly H1 with the capability of counting traffic in all lanes. The permanent traffic volume counter shall be a GK brand unit available from Northwest Signal Supply, Inc., 17410 Southwest 63rd Avenue, Lake Oswego, Oregon 97035 Ph. (503) 635-4351, Fax (503) 635-4341. The permanent traffic volume counters shall include:

a.	GK model ADR 2000

b.	Loop card

c.	Communications card

d.	Rechargeable battery

e.	2 MB internal memory

f.	Battery charger

g.	Connective cable

h.	Modem cable

i.	User manual

Two (2) year extended warranty

669-3.01 CONSTRUCTION REQUIREMENTS.

1.	Field Inspection. Before installation (of conduit/wiring, inductive loops, and cabinets) the Contractor shall notify the Highway Data Section (HDS) in writing a minimum of 3 working days (excluding Saturday, Sunday and State or Federal Holidays). A representative of the HDS shall be present to approve the installation prior to final burial or encasement. Any unacceptable installations shall be corrected and re-inspected for completeness prior to burial or encasement. Any installation buried or encased without approval

by HDS personnel shall be uncovered, removed, and/or replaced at the Contractor’s expense. Any expense or delay in the project scheduling will be the responsibility of the Contractor.

2.	Wiring. All wiring shall be installed in accordance with subsection 660-2.09(A), Wiring. All conductors shall terminate and be soldered to “spade” type terminal lugs.

a.	All unused pairs shall be properly terminated. At junction boxes, unused pairs shall be terminated within splices and labeled. At cabinets, unused pairs shall be terminated to a terminal block and labeled.

b.	All wiring shall have at least 0.6 meters of slack cable in each junction box and at least 1.8 meters of slack cable available in the equipment cabinet prior to the terminal block.

c.	All wiring shall be labeled in all junction boxes.

3.	Conduit. All conduit shall be installed in accordance with subsection 660-2.05, Conduit or as indicated on the plans. Nylon pull cords shall be left in all conduit larger than 25 mm. Conduits to be sloped to drain into junction boxes.

4.	Junction Boxes. All junction boxes shall be installed in accordance with subsection 660-2.06, Junction Boxes or as indicated on the plans. Junction boxes used for ATR inductive loops and other sensors shall not contain wiring carrying greater then 24 volts.

5.	Terminal Blocks. All terminal blocks shall be permanently and clearly labeled. All wire pairs shall be permanently and clearly labeled on the block. Wire pairs shall be labeled such that inductive loops and other sensors in the lane nearest to the cabinet are at the top or left side of the block. All conductors shall terminate and be soldered to “spade” type terminal lugs.

6.	Inductive Loops. All inductive loops shall be installed and constructed in accordance with subsection 660-4.01, Installation Details, unless otherwise specified on the plans. In addition:

a.	Placement: The plans are not schematics; installation of the inductive loops shall be centered within the travel lane and shall closely conform to the location and layout of conduit runs shown in the plans. Inductive loops used for AVC within a lane shall be located 5 meters from leading edge to leading edge with plus-or-minus 25 mm (+ 1 mm) tolerance.

b.	Loops in Asphalt: All inductive loops installed through existing asphalt paving shall be installed using full-lane-width cuts a minimum of 2.44 meters in length, with the inductive loops centered in the 2.44 meter cut with a minimum distance of 300 mm to the edge of the cut. All edges of the cuts shall be tack-coated during patching to ensure full adhesion. All full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from ‘telegraphing’ through the final lift asphalt. Compaction tests shall be required at the discretion of the Highway Data Supervisor.

c.	Installation Sequence: All loops installed in new asphalt paving shall be installed immediately prior to final paving of the particular section of road. Installation of loops after final lift paving shall not be permitted.

d.	Loop Size: All inductive loops shall be formed of four turns of wire, and shall be 1.83 meters square with plus-or-minus 25 mm tolerance.

e.	Lead-in Conduit: All lead-in conduit from edge of pavement to the inductive loops shall be straight and perpendicular to the center line of the road. The loops shall be installed such that the weather-sealed cover plate on the ‘T’ body connector is on the top. Conduits between junction boxes and from other loops shall not be closer than 300 mm from induction loops. Induction loop tails may be installed with zero clearance between each other and other ATR conduits.

7.	Cabinets. The Highway Data Supervisor shall be consulted prior to cabinet placement.

a.	All cabinets shall be third party certified as a Cabinet Assembly by a nationally recognized independent testing agency recognized by the Alaska Department of Labor (Underwriters Laboratory, ETL, FM, CSA, etc.). The Cabinet Assembly shall include all electrical service, wiring, circuit breakers, surge protection, receptacles, etc. which carries more than 24 VDC.

b.	All cabinets shall be installed out of the clear zone unless protected by safety barriers.

- All cabinets shall be installed with the doors facing away from the road.

669-3.02 DELIVERABLES. All deliverables shall be submitted to the Highway Data Supervisor prior to final approval of the work or as otherwise called for herein.

1.	Equipment List(s) and Drawings. The Contractor shall submit for review and approval by the Highway Data Supervisor within thirty days following award of the contract, three collated copies of a portfolio of equipment and materials which he proposes to install for the ATRs. The portfolio(s) shall consist of a table of contents which includes each item’s intended use(s), and a description that includes product name, manufacturer, and model or part number.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.	As-Built Plans. The Contractor shall prepare four complete sets of as-built plans which will be kept current with the construction. These as-

built plans shall detail all construction changes made to the plans and also include the following information on the appropriate sheets:

a.	the location and depth of all inductive loops and conduit runs, and,

b.	The station and offset of all junction boxes.

Redlines of full size construction plans will be acceptable.

Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation.

3.	Photographs. The Contractor shall present photographs and 35 mm negatives documenting the installation of all inductive loops. The photos shall show the loops in place prior to covering with gravel and asphalt pavement. The photographs shall include at least one view of each loop showing the conduit to the nearest junction box, and at least two overall views of each ATR installation showing placement of the inductive loops. The photographs shall be 127 mm x 178 mm (3” x 5”) color prints, and shall be labeled with the identification of each loop as indicated on the plans (for example; H1 - W1NLA ).

4.	Test Results. Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Highway Data Supervisor prior to acceptance of the Automated Traffic Recorder Installation. Tests will be conducted in accordance with subsection 660-4.01, Installation Details.

5.	Manuals. The Contractor shall provide to the Highway Data Supervisor all installation, repair and operation manuals for all traffic volume and classification units.

- Materials. The Contractor shall provide to the Highway Data Supervisor any and all epoxy grout remaining after installation.

669-4.01 METHOD OF MEASUREMENT. The quantity to be paid for will be the completed and accepted Automated Traffic Recorder Installations as shown on the plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT. The contract unit bid price for all Automated Traffic Recorder installations shall be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

a.	Excavation and backfill materials required will be paid for under their respective pay items.

b.	Concrete pavement required shall be paid for under a separate pay item.

c.	Asphalt pavement required will be paid for under a separate pay item.

d.	Traffic Control will be paid for under the appropriate pay item(s).

Materials, load centers, as-built plans, the manufacturer’s representative(s) and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorders.

A sum equal to one-tenth (1/10) of the total cost for Item 669(1) shall be withheld until after the Highway Data Supervisor certifies in writing that all Deliverables in subsection 669-3.02 have been submitted.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorder	Lump Sum

# SECTION 670

# TRAFFIC MARKINGS

Special Provisions

670-1.01 DESCRIPTION. Delete the first sentence and substitute the following: This work shall consist of placing durable pavement markings. Durable pavement markings consist of either preformed marking tape or Methyl Methacrylate pavement markings at the Contractor’s option. Once selected, only one durable pavement marking type shall be used throughout the project.

670-2.01 MATERIALS. Add the following: Methyl Methacrylate pavement markings shall conform to Subsection 712-2.17.

The Methyl Methacrylate pavement markings shall be applied using an ambient temperature curing, two component Methyl Methacrylate system for application on either asphalt or cement concrete surfaces. The material shall be free from defects or imperfections that might adversely affect the serviceability of the finished product. It shall be free from dirt and other foreign material and cure to a tough serviceable film.

Glass beads for drop on application shall be those recommended in writing by the striping material manufacturer and as approved by the Engineer.

670-3.01 CONSTRUCTION REQUIREMENTS. Add the following after Item 3:

4.	Methyl Methacrylate Pavement Markings. The roadway areas to receive Methyl Methacrylate pavement markings shall be prepared in accordance with this Section and the manufacturer’s recommendations.

Methyl Methacrylate pavement markings shall be applied at a minimum thickness of 1.5 mm. The thickness will be measured without the glass beads.

A manufacturer’s representative shall be present on the first day of striping for each type (sprayed or extruded) and additional days as required by the Engineer.

Striping shall not be applied to new asphalt until the asphalt has cured to the satisfaction of the manufacturer’s representative.

All dirt, gravel and other deleterious matter shall be removed from the areas of the pavement upon which the traffic markings are to be applied immediately prior to traffic marking installation.

The application rate of beading on sprayed markings shall be 2.3 kilograms of beads per liter and 60 kilograms of beads per 100 square meters for extruded markings.

The surface temperature of the roadway shall be in the range of 0 to 40 degrees Celsius for stripe application. The roadway surface shall be thoroughly dry.

Methyl Methacrylate stripe material shall be applied with truck mounted equipment designed and capable of properly mixing at the point and time of application in accordance with the manufacturer’s recommendations.

670-3.04 PAINT REMOVAL. Change the title of this subsection to “Pavement Markings Removal”.

Replace the first sentence of the second paragraph with the following: Pavement markings shall be removed to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement. Painting over existing striping does not meet the requirement for removal. Any method utilizing burning with an open flame shall not be used for the removal of pavement markings on the final paving lift.

670-3.05 PRELIMINARY SPOTTING. Add the following: After acceptance of the crushed aggregate base course layer, but prior to paving, the Engineer will establish passing/no passing zones. The Engineer will establish the no passing zones in accordance with Chapter 3 of the Alaska Traffic Manual. (3/30/94)R192

670-4.01 METHOD OF MEASUREMENT. Add the following: Item 670(11), Durable Pavement Markings will not be measured for payment. All Temporary

Pavement Markings and traffic control for installation of Methylmethacrylate Pavement Marking shall be subsidiary to item 670(11) Durable Pavement Markings.

670-5.01 BASIS OF PAYMENT. Add the following: Repair of any damaged pavement or surfacing caused by the pavement marking removal operation will not be paid for directly, but will be subsidiary to 670(11) Durable Pavement Markings, and work performed under Section 643.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

670(11)	Durable Pavement Markings	Lump Sum

(6/16/98)R198M

SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.01 ASPHALT CEMENTS. Delete this subsection in its entirety and substitute the following: Asphalt cement shall be Performance Graded Asphalt Binders PG 58-28, as determined in accordance with AASHTO MP 1-93.

702-2.03 EMULSIFIED ASPHALTS. Delete this subsection in its entirety and substitute the following: The STE-1 cationic emulsified asphalt shall comply with the requirements listed below when tested in accordance with ASTM D 244:

TESTS ON EMULSION

Viscosity, Saybolt Furol at 25o C			30 max.

Storage Stability, 1 day, %				1 max.

Demulsibility, 35 ml, 					0.8% Sodium dioctyl

sulfosuccinate solution, %			25 min.

Sieve Test, % retained					0.10 max.

Particle Charge					Positive *

Distillation Oil by Volume of Emulsion, %		5 max.

Distillation Residual by Weight of Emulsion, %	45 min.

- If particle charge test is inconclusive, materials having a maximum pH value of 6.7 will be acceptable.

TESTS ON RESIDUE

Penetration, 25o C, tenths of a mm	100 min./200 max.

Ductility, 25o C, 5 cm/min., cm	40 min.

Solubility in Trichloroethylene, %	97.5 min.

702-2.04 STORAGE AND APPLICATION TEMPERATURES. Add the following to Table 702-1:

| Type and Grade of Material | Spray (oC) | Mix (oC) | Storage (oC) |
| --- | --- | --- | --- |
| STE-1 | 20-60 | 20-65 | 10-50 |

(6/14/95)R183M

# SECTION 703

AGGREGATES

Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 25 mm | 100 |
| 19 mm | 70-100 |
| 9.5 mm | 50-79 |
| 4.75 mm | 35-58 |
| 2.36 mm | 20-47 |
| 600 m | 10-26 |
| 300 m | 6-19 |
| 75 m | 0-6 |

(11/04/94)R117M

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT. Replace this subsection with the following:

Coarse Aggregate. Coarse aggregate (that material retained on the 4.75 mm Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality. All material shall be free from clay balls,

vegetative matter or other deleterious matters. Coarse aggregate shall not be coated with dirt or other finely divided mineral matter. In addition, coarse aggregate shall meet the following requirements:

| Percent of Wear | AASHTO T 96 | 45 max. |
| --- | --- | --- |
| Degradation Value | ATM T-13 | 30 min. |
| Percent Sodium Sulfate loss | AASHTO T 104 | 9 max. (5 cycles) |
| Percent Fracture | ATM T-4 | 90 min. Single face (Type IIA) 80 min.single face (Type IIB) |
| Thin-Elongated pieces | ATM T-9 | 8% max. |

Fine Aggregate. Fine aggregate (passing the 4.75 mm sieve) shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Test.

Blended Aggregate. The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3. The fraction actually retained between any two consecutive sieves larger than the 150 µm shall be not less than 2 percent of the total.

# TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| Sieve Designation | Gradation Designation |  |  |
| --- | --- | --- | --- |
|  | Type I | Type II | Type III |
| 25 mm | 100 | - | - |
| 19 mm | 75-90 | 100 | - |
| 12.5 mm | 60-86 | 75-90 | 100 |
| 9.5 mm | 50-78 | 60-84 | 75-90 |
| 4.75 mm | 34-62 | 33-70 | 50-78 |
| 2.36 mm | 24-52 | 19-56 | 32-60 |
| 1.18 mm | 16-42 | 10-44 | 20-45 |
| 600 µm | 10-32 | 7-34 | 12-34 |
| 300 µm | 8-24 | 5-24 | 8-24 |
| 150 µm | 5-16 | 4-16 | 4-15 |
| 75 µm | 3-8 | 3-7 | 3-8 |

(4/24/98)R200M

703-2.07 SELECTED MATERIAL. Add the following to Item 1., Selected Material, Type A: It shall have 20 to 55 percent by weight of particles passing the 4.75 mm sieve.

Standard Modifications

703-2.07 SELECTED MATERIAL.  Replace the last sentence in both items 1. and 2. with the following: The percent passing the 0.075 mm sieve will be determined on minus 75 mm material. (06/25/99) M 82

Add the following to Item 2: Rock excavated on the project will be considered Select B regardless of gradation.

Special Provisions

Add the following:

4.	Selected material, type D, shall consist of gravel or rock materials obtained from the excavation, and shall contain no wood, concrete or other debris. This material shall be processed to meet the following requirements; 100% passing the 300 mm sieve and 10% maximum passing the 25 mm sieve.

R89M

703-2.10 POROUS BACKFILL MATERIAL. Replace Table 703-7 with the following:

TABLE 703-7

REQUIREMENTS FOR GRADING FOR

POROUS BACKFILL MATERIAL

| Sieve Designation | Percent by Weight Passing |
| --- | --- |
| 100 mm | 100 |
| 50 mm | 95-100 |
| 12.5 mm | 0-10 |

R10M

# SECTION 706

CONCRETE, CLAY, FIBER AND PLASTIC PIPE

Special Provisions

706-2.07 CORRUGATED POLYETHYLENE PIPE.  Add the following: Corrugated polyethylene pipe for Item 603(22) shall be smooth wall Type S (double wall) conforming to AASHTO M294.

# SECTION 712

# MISCELLANEOUS

Special Provisions

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS. Add the following subsection:

Quality Requirements: The markings shall be formulated and manufactured from new materials. It shall be free from defects and imperfections that might adversely affect the serviceability of the finished product. It shall be free from dirt and other foreign material and cure within the time specified to a tough serviceable film. Part “A” resin system shall be Methyl Methacrylate based. Part “B” shall be benzoyl peroxide in liquid plasticizer.

The quality of material supplied shall be that of Dura-Stripe Type V or equal.

Performance Properties:

Viscosity: 5 - 12 Pa sec (ASTM D2196 Method B, LV Model, Spindle #4 at 60 RPM.

No Track Time: Material shall be track free after 15 minutes when applied at 1 mm (ASTM D711).

Hardness: Shore Durometer, A-1, 80 minimum after 24 hours.

Tensile Strength: At break, minimum 862 kPa (ASTM D638)

Percent Elongation: Minimum 20% (ASTM D638).

Water Absorption: Maximum 0.5% (ASTM D570).

Chemical Resistance: Seven-day immersion

Anti-freeze			No effect

Motor Oil			No effect

Diesel Fuel			No effect

Gasoline			No effect

Calcium Chloride		No effect

Sodium Chloride		No effect

Transmission Fluid		No effect

The marking compound shall be resistant to the effects of ultra-violet light.

Adhesion: To Portland Cement, minimum 13.8 MegaPa, to asphalt, dependent on tensile failure of the substrate.

Skid Resistance: Minimum 45 (ASTM E303) in units (British pendulum).

Reflectivity: Initial, minimum 200 millicandella (as applied).

Composition: The composition is at the discretion of the manufacturer, but shall be essentially comprised of resins, reactive monomers, pigments, aggregate and glass beads. When mixed in the stated ratio, the material shall cure to 99% minimum by weight and volume solids.

(6/16/98) R198M

SECTION 715

STEEL FOR PILES

Special Provisions

715-2.02 GENERAL REQUIREMENTS. Add the following to item 1. Structural Steel for Piling: Structural steel for H-piles shall conform to the requirements of ASTM A572, Grade 50. (10/1/91)R95

Delete Section 726 and substitute the following:

SECTION 726

# TOPSOIL

Special Provisions

726-2.01 TOPSOIL. Topsoil shall be obtained from excavation along the project. It shall be salvaged and stockpiled for use as required on the plans. The topsoil shall contain not less than 5% nor more than 30% organic matter by dry weight as determined by ATM T-6.

# SECTION 727

# SOIL STABILIZATION MATERIAL

Special Provisions

727-2.01 MULCH. Delete numbered item 1. in its entirety and substitute the following:

1.	Virgin/Recycled Wood Fiber, Paper Cellulose Fiber Mulch, or Blended  Wood-Paper Mulch. Mulch shall consist of specially prepared wood fiber processed to contain no growth or germination inhibiting factors. The mulch shall be manufactured and processed in such a manner that the fibers will remain in uniform suspension in water under agitation and will blend with grass seed, fertilizer and other additives to form a homogeneous slurry. The mulch shall be of a texture such that it can be applied uniformly to the soil surface. Mulch shall not create a hard crust upon drying and shall have moisture absorption and retention properties as well as the ability to hold grass seed in contact with the soil.

The mulch shall be shipped in packages of uniform weight (plus or minus 5%) bearing the name of the manufacturer and the air-dry weight content.

The mulch shall be dyed a suitable color to facilitate inspection of the placement of the material.

A commercial tackifier shall be used on all seeded areas steeper than 3:1. The amount added will be as recommended by the manufacturer.

(6/3/99)R206

SECTION 729

# GEOTEXTILES

Special Provisions

729-2.01 EMBANKMENT SEPARATION AND REINFORCEMENT. Delete the first sentence and substitute the following: Geotextile materials for embankment separation shall meet the requirements of AASHTO M 288 for Separation (medium survivability). The Apparent Opening Size (AOS) of the fabric shall be less than 0.6 mm.

729-2.02 SUBSURFACE DRAINAGE AND EROSION CONTROL. Delete the first sentence and substitute the following: Geotextile materials for subsurface drainage shall meet the requirements of AASHTO M 288 for Subsurface Drainage. The fabric shall be a Class B material. The Apparent Opening Size (AOS) of the fabric shall be less than 0.6 mm.

Geotextile materials for riprap liner shall meet the requirements of AASHTO M 288 for Class A Erosion Control. The fabric shall be a Class A material. The Apparent Opening Size (AOS) of the fabric shall be less than 0.6 mm.

729-2.04 SEDIMENT CONTROL. Delete this subsection in its entirety and substitute the following: Geotextile materials for Sediment Control shall meet the requirements of AASHTO M 288 for Sediment Control. The Apparent Opening Size (AOS) of the fabric shall be less than 0.84 mm.  (8/06/98)R229M

729-2.06 GEOCOMPOSITE DRAIN. Add the following subsection: The geocomposite drain shall consist of a structural core providing in-plane high flow capacity under cross-plane compressive stress with the following properties:

| Property | Test Method | Requirement |
| --- | --- | --- |
| Thickness (cross-plane) 10 kPa loading | ASTM D-1777 | 5 mm, min. |
| Crushing Strength (cross-plane) | ASTM D-1621 | 250 kPa, min. |
| Transmissivity (in-plane) 0.25 drainage gradient 100 kPa pressure | ASTM D-4716 | 8 gal/min/ft, min. |

(12/23/96)R97M

# SECTION 730

# SIGN MATERIALS

Special Provisions

730-2.04 SIGN POSTS. Under item 1., Metal Pipe Posts, add the following to paragraph a.: Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Under Item 2., Perforated Steel Posts, in the first sentence of paragraph a, change ”ASTM A 446” to read “ASTM A653 and ASTM A924”.

Add the following:

5.	Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501. The tubing shall be square and of the dimensions called for in the plans with 5 millimeter thick walls. 11 millimeter diameter holes shall be drilled as required to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection. Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this subsection. (1/7/99)R81M

APPENDIX A

PERMITS AND

ALASKA FISH AND GAME

# BLASTING SPECIFICATIONS

# APPENDIX B

CONSTRUCTION SURVEY REQUIREMENTS (METRIC)