PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the

STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request at the Anchorage Department of Transportation and Public Facilities building Plans Room:

a.	Quantity computations

b.	Cross Sections

c.	Laboratory Manual of Alaska Test Methods and Standard Practices (Price $20.00).

2.	Copies of prior Materials Reports along the project will be made available for review at the State of Alaska DOT & PF Tudor Road Materials laboratory.

3.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 269-0647.

4.	An environmental document addressing concerns and environmental commitments has been approved and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0542.

5.	The Department’s procedure for providing for the costs of on-site flagging has changed.  In recognition of the benefits derived from a well coordinated flagging operation to both the traveling public and the Contractor’s operation, the Department’s position is that the Contractor is a full partner in this contract and should participate in the cost of Flagging, therefore the amount paid by the Department to provide Flagging has been changed from $45.00/hour to a shared $32.00/hour, the additional actual cost to provide a Flagger shall be considered as incidental to his other items of work.  This change shall in no way relieve the Contractor from its responsibility to provide for safety and convenience of the public.

6.	This is to notify all bidders that the contract award process, when a DBE Goal is specified, will be modified as explained below.

Prior to award, the Department has been allowing a low bidder who did not submit sufficient good faith efforts (GFE) documentation to then submit additional DBE participation to meet the goal stated in the bid documents. The FHWA has informed us that this practice is not allowable. If GFE documentation is submitted and found to be insufficient, the bidder is to be declared nonresponsive.

For contract DBE requirements, refer to Section 120, DBE Program.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

7.	All work on item 605(7-12) Fin Drain must be completed by December 15, 1998 in accordance with subsection 108-1.07 and Section 605.

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27 HOLIDAYS. Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(5/7/91)M30

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01 QUALIFICATION OF BIDDERS. Delete the second paragraph. (5/12/89)M1

102-1.06 PREPARATION OF PROPOSAL. Replace the second paragraph with the following: The bidder shall specify a unit price, in figures, for each pay item for which a quantity is given and shall also show the products of the respective unit prices and quantities written in figures in the column provided for that purpose and the total amount of the proposal obtained by adding the amounts of the several items. All the figures shall be in ink or typed. In the event of a discrepancy between unit bid prices and extensions, the unit bid price shall govern. Any changes shall be initialed by the person signing the proposal. (7/2/93)M58

Add the following: At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him. The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted. This limitation will only apply when the bidder has added the following statement to the Proposal Form for at least one of the projects being bid:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07 NON-RESPONSIVE PROPOSALS. Delete Item 3 in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06, Preparation of Proposal. (6/6/94)M31

Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department. (5/12/89)M2

Special Provisions

102-1.12 ADDENDA REQUIREMENTS. Delete this subsection in its entirety and substitute the following: Addenda will be issued to the individual or company to whom bidding documents were issued. Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph, courier, and in special circumstances by phone. Addenda will be issued to the address, telefacsimile number or phone number as stated on the planholder's list unless picked up in person or included with the bid documents. It is the bidder's responsibility to insure that he has received all addenda affecting the Invitation For Bids. No claim or protest will be allowed based on the bidder's allegation that he did not receive all of the addenda for an Invitation For Bids.

All addenda shall be acknowledged on the Proposal or by telegram or telefacsimile prior to the scheduled time of bid opening. If no addenda are received by the bidder, the word "None" should be entered on the Proposal Form. (10/28/96)R171

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01 CONSIDERATION OF PROPOSALS. Add the following: The apparent low bidder shall submit a completed Subcontractor List, form 25D-5(C), within 5 working days following receipt of written notification by the Department.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or,

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was listed,

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or,

9.	is determined by the Contracting Officer not to be responsible.

(4/1/93)R82

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02 CHANGES. After the third paragraph add the following: Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work. The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work. (5/12/89)M5

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01 AUTHORITY OF THE ENGINEER. Add the following: The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02, Changes. Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)M6

Special Provisions

105-1.02 PLANS AND WORKING DRAWINGS. Replace the second sentence of the second paragraph with the following: No work shall be performed until working drawings for such work, or changes thereto, are approved.

Add the following after the second paragraph: The Contractor shall submit for approval a complete erection plan for each bridge structure.  The plans shall detail the methods, means and a timetable for the completion of each structure.  The plans shall include, but not be limited, to the transportation and stockpile of structural members, detailed descriptions of temporary embankments and temporary structures, plans for driving piling, setting girders, removal of temporary embankments and structures, cleanup, and all other work required to complete the structure or the modifications of existing structures, as detailed on the plans.  The approved plan shall not become a part of this contract.  The Engineer shall have fifteen (15) days to review the erection plan.  Any changes to the plan shall be submitted to the Engineer in writing for approval prior to those changes being implemented.  No work will be allowed on any bridge without an approved erection plan.

Replace the second sentence of the fourth paragraph with the following: The Contractor shall indicate on the working drawings all deviations from the plans and specifications and shall also itemize and explain all deviations in the letter of transmittal. (7/2/93)S62

105-1.06 COOPERATION WITH UTILITIES. Add the following: The Contractor shall request locates from all the utilities having facilities in the area. Contractor shall use the locate call center for the following utilities:

Locate Call Center Anchorage Area 278-3121 Statewide 800-478-3121 who will notify the following:

Chugach Electric Association Pacific Telecom Inc.

The Contractor shall call the following utilities and agencies directly:

Alascom, Inc.	264-8465

Alyeska Cable	783-2982

State (DOT & PF) Street Lights & Storm Drains	333-2411

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits. The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen. Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required.

Prior to the relocation of the utility's facilities, construction staking may be required.  The Contractor shall give the utility 14 days advance notice as to when the staking will be available and maintain the stakes until the utility relocation is completed.  Payment for this staking will be as follows:

1.	If, as part of the contract, the Contractor is required to provide staking in the area needed by the utility, this work will be subsidiary to Item 642(1), Construction Surveying.

2.	If construction staking or right-of-way staking is required by the utility in advance of the Contractor's normal schedule, the utility will request the staking, through the Engineer, 14 days prior to the time the staking is required for the utility to start their relocation. This staking will be paid under Item 642(3), Three Person Survey Party.

3.	If right-of-way staking is required by the utility, and staking the right-of-way is not a part of the contract, the utility will request the staking, through the Engineer, 14 days prior to the time the staking is required for the utility to start their relocation. This staking will be paid under Item 642(3), Three Person Survey Party.

(4/17/97)R3

Standard Modifications

105-1.12 LOAD RESTRICTIONS. Delete the first paragraph and substitute the following: The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan. (5/7/91)M32

Special Provisions

105-1.12 LOAD RESTRICTIONS. Add the following:   Overload and oversize permits will be issued to move prestressed concrete girder sections on the highway

between the Port of Anchor and the job site.  No overload may cross the Ship Creek Bridge, Bridge No. 417.  Any permit will be subject to the following limitations:

| Maximum Single Axle Load | 30,000 lbs. |
| --- | --- |
| Maximum Tandem Axle Load | 50,000 lbs. |
| Maximum Triple Axle Load | 70,000 lbs. |
| Maximum Four Axle Load | 82,000 lbs. |
| Minimum Spacing of Axle Groups | 20 feet c. to c. axle groups |
| Minimum Spacing within Group | 4 feet c. to c. axles |
| Maximum Vehicle Speed on any Structure | 3 mph |

The maximum axle loads tabulated above are applicable to hauling equipment with fixed axles only; variable load suspension (VLS) axles shall not be considered part of an axle group for purposes of this specification.

Vehicles noted above shall cross structures at a constant speed with the load centered on the roadway and no shifting of gears.  Whenever the load exceeds 80,000 lbs., the vehicle shall be preceded by a walking flagger when crossing structures.

Girder hauling methods, where one tractor is required to travel backwards, will not be permitted on public roads or streets for one-way travel distances totaling more than ten miles.

All overload allowances noted herein shall not apply to the transportation of construction materials other than girder sections.

All overload permits are subject to seasonal load restrictions.

Routing shall be prescribed by the Permit Officer, 1-(800) 478-7636 or (907) 345-7750.

Alternate axle configurations and loading which may reduce the overload movement restrictions and conditions are subject to individual analysis.

Standard Modifications

105-1.15 PROJECT COMPLETION. Replace the first sentence of the third paragraph with the following: When all physical work and cleanup provided for

under the Contract is found to be complete, except for work specified under Section 618 Seeding and Subsection 621-3.04 Period of Establishment, a letter of project completion will be issued by the Engineer. (7/2/93)M7

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable. (7/2/93)M8

Special Provisions

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Replace the first sentence of the eighth paragraph with the following: If the claim is not resolved by agreement within 30 days of its receipt, the Engineer will issue a written decision to the Contractor. (7/2/93)S71

Add the following: Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage. (8/5/93)R93

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS. Add the following: All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be produced in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total Contract amount, or $2,500, whichever is greater. Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph. For the purposes of this paragraph, the cost is the value of the steel and iron products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.  (7/2/92)S13

When ever materials or equipment are specified or described in the contract documents by using the name of a proprietary item or the name of a particular supplier the naming of the item is intended to establish the type, function and quality required.  Unless the name is followed by words indicating that no substitution is permitted, sufficient information is submitted by the Contractor which clearly demonstrates to the Department that the material or equipment proposed is equivalent or equal in all aspects to that named.  Requests for review of substitute items of material and equipment will not be accepted by the department from anyone other than the Contractor.

If the Contractor wishes to furnish or use a substitute item of material or equipment, the Contractor shall make written application to the Department for approval thereof, certifying that the proposed substitute will perform adequately the functions and achieve the results called for by the general design, be similar and of equal substance to that specified and be suited to the same use as that specified.  the application will state that the evaluation and approval of the proposed substitute will not delay the Contractor’s achievement of final completion on time, whether or not acceptance of the substitute for use in the work will require a change in any of the contract documents to adapt the design to the proposed substitute and whether or not incorporation or use of the substitute in connection with the work is subject to payment of any license fee or royalty.

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS. Add the following: YEAR 2000 WARRANTY: The Contractor warrants that each hardware, software, or firmware product or item delivered or developed under this contract shall accurately process date data (including, but not limited to calculating, comparing, and sequencing) from, into, during, and between the twentieth and twenty-first centuries, including leap year calculations, when used in accordance with the documentation provided by the Contractor.

If the contract requires that specific products or items perform as a system, then this Year 2000 Warranty shall also apply to those listed items as a system.

The duration and remedies available to the State for breach of the Year 2000 Warranty shall be as defined in, and subject to, the year 2000 terms and limitations of any general warranty provisions contained in this solicitation. In the absence of any such general warranty provision(s), the remedies available to the State shall include repair or replacement, without any cost to the State, of any listed product or item whose noncompliance is discovered and made known to the Contractor in writing by April 1, 2000 or within one (1) year after acceptance, or within the time limits of the Contractor’s warranty, whichever is longer.

Nothing in this Year 2000 Warranty shall be construed to limit any rights or remedies the State may otherwise have under the Uniform Commercial Code, State or Federal law, or with respect to defects other than Year 2000 performance.

The warranties contained herein are separate and distinct from any other warranties expressed or implied and are not subject to any disclaimer of warranty or limitation of the supplier’s liability.  (3/4/98)S79

106-1.02 LOCAL MATERIAL SOURCES. Under Item 1. General, add the following to the first paragraph: If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made. (2/7/89)S32

Add the following after the first paragraph under item 1. General: The Contractor shall provide process control for reasonable assurance that all materials submitted for acceptance conform to the contract specifications.

Sampling and testing of all materials for process control, including screening, crushing, blending, and stockpiling of aggregates, production and laydown of aggregate courses or mixtures, asphalt concrete mixtures, and monitoring of compaction, is the responsibility of the Contractor.  Process control tests shall

be documented and transmitted to the Engineer within 2 days after sampling.  All tests shall be made in accordance with the applicable test methods specified in the contract.

A process control plan shall be submitted at the pre-construction conference.  The process control plan shall include, for each item being produced, the methods to be used for sampling and testing, the proposed testing frequency, personnel qualifications, and equipment descriptions.  Process control will not be measured for payment but will be subsidiary to the applicable items.

The Department has the exclusive right and responsibility for determining the acceptability of the construction, and all incorporated materials.  Acceptance testing by the Department is not to be considered as a replacement for process control testing by the Contractor.  When the Contractor is not providing adequate process control testing, the Engineer will refuse to retest materials which have been shown to be unacceptable by standard acceptance testing procedures.

Delete the first paragraph under item 2. Inspection and Acceptance, and substitute the following:  The Department has the exclusive right and responsibility for determining the acceptability of the construction and materials incorporated therein.  Acceptance testing by the Department is not to be considered as a replacement for process control testing by the Contractor.  When the Contractor is not providing adequate process control testing in his own behalf, the Engineer may refuse to carry out resampling and testing of materials which have been shown to be unacceptable by standard acceptance testing procedures.  The Engineer may also refuse to resample and test unacceptable materials until and unless corrective action has been taken by the Contractor.

Approval of the Contractor's process control plan or of materials tested prior to incorporation into the work shall in no way obligate the Department to accept unacceptable materials.  All materials used are subject to inspection, testing or rejection at any time prior to final acceptance of the completed work.

(8/1/88)S12

106-1.02 LOCAL MATERIAL SOURCES. Add the following to item 3. Designated Sources: The following material site is available for use in obtaining material on this project.

M.S. 31-1-025-1, Located at approximately Mile 48.6 of the Seward Highway (See geotechnical report for details). No royalty payments are required for use of the material.  This material site is on lands managed by the Department. The location of the site is shown on the plans.

This material site is currently being used for the Seward Highway Bertha Creek to Ingram Creek Rehabilitation project, State No. 52820, Federal No. IM-0A3-2(11).  The Contractor shall coordinate his traffic control, construction, and material hauling operations with the prime contractor of the above project so as to minimize impact on the traveling public, and to minimize conflicts with the work being performed under the other contract.

The following guidelines pertain to the development and use of this site for  production of aggregates for the subject project. All work necessary to develop and operate this site for the production of aggregates, including the removal and disposal of timber, overburden, reject materials, providing site facilities, dust control, protecting and restoring adjacent property, and performing site cleanup and rehabilitation, will not be paid for directly, but will be subsidiary to the pay items for materials extracted from the site.

GENERAL CONDITIONS.

a.	Contractor's Responsibility. The Contractor and his agents, employees, and subcontractors are bound by all pertinent conditions of the development guidelines and the approved mining plan, along with all applicable State and local laws. Any variations from the specific or general stipulations must be approved through the Engineer, by the Regional Materials Engineer or his representative.

b.	Contractor's Mining Plan.

1)	Prior to use of the site for a specific project, a mining plan shall be submitted to the Engineer by the Contractor for approval by the Regional Materials Engineer, allowing 3 weeks for review. The mining plan will require a sketch map showing the site boundaries, the working boundary, proposed access route(s), temporary building and processing plant locations, and drainage diversion measures, if any. A mining plan narrative must accompany the sketch map and shall include dust suppression measures, measures to insure oil spill containment, and measures to prevent working area runoff contamination to water bodies.

2)	In addition to the mining sketch plan and narrative, the Contractor shall comply with all applicable conditions in the development guidelines.

c.	Changes in Conditions. Unforseen conditions arising during construction and operation, in accordance with the development and mining plans, may make it necessary to revise or amend the development and/or mining plan. In that event, the Contractor and the Engineer shall agree as to what revisions or amendments shall be made.

DEVELOPMENT PLAN GUIDELINES.

a.	Development of Site. Contractor shall develop the site to eliminate or minimize unauthorized uses, including dumping of waste, discharge of firearms, and unauthorized removal of materials. Prior to use of the site, the Contractor shall submit a mining plan containing the following:

1)	A sketch map showing the site boundaries, the working boundaries, development stages, proposed access, temporary and final stockpile locations, location of site facilities, and approximate contours before and after excavation including site drainage measures. Section and profile drawings should be used as appropriate.

2)	An accompanying narrative describing methods of operation, length and times of operation (day, month, year and working hours), and rehabilitation measures.

b.	Survey Monuments. The Contractor shall mark and protect all survey monuments within or near the site against destruction, obliteration, or damage during the life of this contract. If any public land monuments, or corners, or accessories, including but not limited to, U.S. Coast and Geodetic, U.S. Geological Survey, and/or Bureau of Land Management survey monuments, are destroyed, obliterated or damaged, the Contractor, by utilization of a registered land surveyor, shall reestablish or restore the monuments, corners or accessories using surveying procedures in accordance with the "Manual of Instruction for the Survey of Public Lands of the United States, 1973 Ed.," and shall record such survey in the appropriate records.

c.	Vegetation Screens and Buffer Areas. A 30 meter vegetation screen of undisturbed land (with the exception of access roads) will be maintained between site clearing, excavation or disposal site and any public roads or navigable waterbodies.

A 15 meter undisturbed buffer shall be maintained adjacent to any permanent streams or site boundaries not adjacent to public roads or navigable waterbodies, with the exception of sites situated on flood plains or

submerged lands or sites requiring drainage ditches or connections to waterbodies, such as sites developed in connection with fishery enhancement purposes.

d.	Cultural/Archaeological. Reasonable measures shall be taken to avoid destroying, damaging, or removing paleontological, historical, or archaeological sites or artifacts. In the event that objects of historic or scientific interest, or antiquities are discovered on the land, they will be left intact and immediately brought to the attention of the Engineer, and operations upon that portion of the site shall cease.

e.	Fire Suppression. The Contractor shall take all reasonable steps to prevent and suppress forest, brush, grass, or tundra fires on the site and in its vicinity.

f.	Access Roads. The existing access road shall be the only access into this site. During dry conditions, dust along the access routes shall be controlled by the application of water or calcium chloride.

g.	Clearing. Clearing of vegetation and overburden shall be limited to the minimum acreage necessary to provide the required volume of materials. Additional clearing may not exceed 2.0 hectare increments in advance of excavation. Areas where any doubt exists about quantity or quality of material shall be proven with minimal disturbance prior to clearing and stripping.

h.	Timber. Standing timber over 13 centimeter breast height diameter in areas to be excavated will be offered to the public for cutting prior to clearing operations. The clearing area must be flagged and measures taken to prevent public cutting of timber in vegetation screens and buffers. In lieu of offering the timber for public cutting, said timber may be cut into 2.5 meter sections, limbed, and stacked in an area made available for public removal. All trees, snag and other woody material cut in connection with clearing operations shall be felled into the permit area and away from live water courses. All trees, snags, or other woody material cut in connection with clearing operations shall be cut so that the resulting stumps shall not be higher than 150 mm  measured from the ground on the uphill side.

I.	Chipping. All brush and waste timber shall be chipped and stockpiled for spreading with or beneath the overburden for rehabilitation of non-expandable slopes and surfaces. Non-chippable stumps shall be buried in depleted portions of the site and covered by a minimum of 150 mm of earthen materials.

j.	Overburden. Overburden will be cleared only to the extent necessary to provide specific project quantities and stripped overburden will be stockpiled within the confines of the site. After excavation and contouring is complete, the stockpiled overburden will be spread evenly over worked-out portions of the site and non-expandable slopes as directed by the Engineer. Pushing overburden into standing timber or drainage courses is not authorized.

k.	Slopes. The site will be excavated leaving side slopes of 1V:2H or flatter and all excavated surfaces dressed to smooth contours. All excavation shall proceed toward non-expandable slopes. The excavation of the sides of the pit shall be done in such a way that at no time will backfilling be required in order to meet the final 1V:2H slope stipulations. Excavated slopes suitable for future site expansion shall not be rehabilitated until site expansion is completed.

l.	Excavation Depth. This site will be excavated no lower than 0.6 meter above any existing water table.

m.	Reject Materials. Reject materials shall be stockpiled separately within the site at a location identified and approved through the mining plan. No materials less than 0.25 meter diameter (except for overburden and designated waste or unusable materials) shall be rejected and stockpiled in the site, unless specifically authorized by the Engineer.

n.	Streams and Drainages.

1)	Existing drainage patterns should be altered only if necessary to prevent runoff contamination from the site causing erosion to adjacent lands or the entry of unacceptable levels of sediments into local water bodies.

2)	Upland site excavations shall be day lighted and graded to drain when necessary and feasible to prevent seasonal ponding, except when fishery or wildlife enhancement is intended.

o.	Site Facilities.

1)	The Contractor shall provide portable sanitation facilities. The Contractor may also install a trailer or mobile home for an office or night watchman's use. If a trailer or mobile home is provided, provisions must be made for sanitary waste and garbage disposal. If the grantee constructs any camp on the land, such location shall be indicated on the mining plan and approved by the Engineer, and the Engineer will have authority to require that said camp be kept in a neat and sanitary condition. The Contractor may leave equipment on the site until completion of project utilization with the understanding that the State does not accept any responsibility for theft or damage.

2)	No garbage or trash generated during site use will be buried or disposed of within the site.

3)	If a wash plant is to be located on the site, in accordance with the Contractor's mining plan, sediment settling basins shall be constructed to permit the removal of silt prior to runoff entering any water	bodies. Sediments shall not be released in any lake or water drainage in such concentrations as would exceed acceptable water standards.

4)	Petroleum product storage tanks shall be surrounded by berms of sufficient volume to contain 150 percent of the total volume of the tank and have an impervious liner within the berm and under the tank. Measures must be taken during equipment servicing to prevent any petroleum products from spilling on the ground. Said storage tanks and liner shall be removed and the containment berm shall be graded to conform with the site floor upon completion of the project.

5)	Crushers, asphalt hot plants, or other processing facilities may be located on the site in accordance with the Contractor's mining plan and must be operated in such a manner that no local, state, or federal laws, regulations, and guidelines are violated.

6)	No construction materials shall be stored in the site unless directly associated with the site operation or production of aggregate products for the State construction project.

p.	Emissions. Emissions from pumps, motors, equipment, installations, and burning material must meet the air quality standards of the United States Public Health Service and the State of Alaska. All burning shall meet the requirements of all applicable State and Federal laws and regulations and shall be used with maximum precautions to prevent forest and tundra fires. After burning, unconsumed material shall be disposed of in a manner approved in advance by the Engineer.

q.	Explosives. No blasting materials, blasting caps, and related materials may be stored on the site. No blasting will be permitted within one-quarter mile of streams or lakes, without a permit from the Alaska Department of Fish and Game. Personnel engaged in blasting activities shall be licensed by the State for these purposes and shall observe all applicable laws and regulations. Storage and handling of explosives shall be in accordance with Subsection 107-1.10, Use of Explosives.

r.	Petroleum Products. Petroleum spills of any size will be reported immediately to the Department of Environmental Conservation and the Engineer. Waste petroleum products shall be removed from the material site and disposed elsewhere.

s.	Maintenance and Operations. This site is utilized by Department of Transportation maintenance personnel, and shall be left open for their use.

t.	Use of Materials.

1)	The site is available for the Contractor's use in the production of base and asphalt aggregate. If the Contractor elects to utilize this site, he shall abide by the stipulations of the development and mining plan.

2)	State Contractors shall not remove material of any kind or quantity other than that needed for use on State projects.

3)	Should the Contractor decide to use the site, it is his responsibility to determine the suitability of the site for the project quality and volume requirements. The State does not assume any liability or responsibility to guarantee the quantity or suitability of site materials.

u.	Hazards. The site shall be operated in a manner that is not hazardous to humans or to wildlife.

v.	Rehabilitation.

1)	The rehabilitation of worked-out portions of the site not susceptible to erosion and not required for access or staging areas shall be by scarifying and fertilizing to allow natural revegetation.

2)	Rehabilitation areas susceptible to erosion will be seeded with 1.2 kilogram of arctared fescue per 100 square meters. Fertilizer application will consist of 450 kilogram per hectare of 10-20-10.

3)	If it is not possible to have seeding completed by August 15, seeding and fertilizing shall be performed at the beginning of the next growing season.

4)	A final pit inspection will be done by the Engineer or his representative, and the Contractor's representative, after completion of operations and prior to the removal of equipment to ensure compliance with the appropriate stipulations. Release of the Contractor's bond will not be authorized until the Engineer determines that the mining plan and site use conditions have been satisfactorily observed. The Engineer shall be notified by the Contractor at least 21 days prior to the scheduled removal of rehabilitation equipment from the site in order that an inspection can be performed.

5)	Upon site depletion and prior to vacating the site, the Contractor shall smooth out the pit to conform to the surrounding topography and distribute overburden over slopes and floor surfaces prior to site depletion. The access road to the pit will be similarly restored. No sharp depression or steep mounds will be left in the pit area.

w.	Site Clean-Up. All site clean-up shall be performed and all Contractor's equipment shall be removed from the site within 30 days following the completion of aggregate haul from this site by the Contractor.

MINING PLAN GUIDELINES.

a.	General.

1)	The mining plan, by sketch map and narrative, describes the Contractors proposed method of operation and must be in compliance with the conditions of the controlling development guidelines. After approval of the mining plan by the Engineer, it will be used as a site use field guide by the Contractor and the Engineer.

2)	Sketch maps shall have a scale sufficient for clarity under field conditions and should not be overly complex or inflexible.

3)	All data that can be shown graphically should be shown in that manner unless it can be better described in the accompanying narrative.

4)	The use of multiple sheets should be avoided, if practical.

5)	Section and profile drawings should be used as appropriate.

b.	Sketch Maps. Items to be shown on sketch maps, when appropriate, shall include:

1)	site boundary,

2)	existing or proposed access route and design,

3)	proposed working limits to be marked on the ground,

4)	development stages,

5)	approximate contours before and after excavation,

6)	high and low water lines,

7)	vegetation lines and type of vegetation, screens and dimensions,

8)	material stockpiling areas,

9)	overburden and reject stockpiling areas,

10)	other planned features, such as processing plants, temporary housing, wells, weigh scales, etc.,

11)	final slope ratios and site drainage measures including grade and, when appropriate, day lighting ditches or stream diversions,

12)	scale of drawing, north arrow, and specific dimensions as appropriate, and

13)	when sites are to be developed as wildlife or fishery enhancement ponds, pond configurations, connections to existing bodies of water, final pond depths, slopes, and any islands shall be shown on the sketch maps.

c.	Narrative. The mining plan narrative may be made part of the mining plan sketch map or may be attached to the sketch map as conditions allow. Items to be addressed in the mining plan narrative shall include:

1)	methods of operation,

2)	length and times of operation (day, month, year, and working hours),

3)	air and water pollution control measures, and

4)	rehabilitation measures.

d.	Supplements and Amendments. Supplements and amendments to an approved mining plan may be initiated by the Contractor or the Engineer when conditions warrant such action. Supplements shall be agreed to prior to commencement of work of a changed nature.

1)	Minor changes are those that affect the handling of the details of the operation, but remain in compliance with the development guidelines. These changes may be authorized by the Engineer.

2)	Major changes are those which cause the final outcome of the site to be significantly different from the approved mining plan or are not in compliance with the development guidelines.

3)	Changes in final site outcome must be approved in writing by the Regional Materials Engineer, through the Engineer.

4)	Changes not in compliance with the development guidelines must be authorized in writing by the Regional Materials Engineer and approved by the proper official of the Department of Natural Resources through the Engineer.  (07/9/97)R6M

Add the following: Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources. A copy of this statement shall be provided to the Engineer. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715. Should cultural resources be discovered during construction activities, work at that site shall be stopped and the Engineer notified. (5/24/96)R5

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE. Add the following to the third paragraph: When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits. Refueling and servicing of equipment shall not be performed adjacent to wetlands.

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624.

The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project. Also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery. Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable. (5/7/91)S47

Prior to removing, stockpiling, staging or disposing of any material or equipment in, on or from a location not previously permitted by the contract, the Contractor shall obtain all necessary permits and clearances required.  These permits and clearances may include but are not limited to: the State Historical Preservation Office clearance; Division of Governmental Coordination Coastal Consistency Determination, Alaska Department of Natural Resources Mining Reclamation Permit, Alaska Department of Environmental Conservation permit, Alaska Department of Fish and Game Title 16 Permit, U.S. Fish and Wildlife Service endangered species clearance, U.S. Army Corps of Engineers permits regarding wetlands, Kenai Peninsula Flood Hazard Permit, local development permits, permission of property owners, etc.

The Contractor shall obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources.  The State Historic

Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715.  Should cultural resources be discovered during construction activities, work at that site shall be stopped and the Engineer notified.

The Contractor shall provide an environmental professional, approved by the U.S. Army Corps of Engineers, to conduct a wetlands determination in accordance with the Corps of Engineers 1987 Wetland Delineation Manual, of any site outside the project limits or not previously permitted, that will be impacted by the Contractor's operations.

The Contractor shall provide a copy to the Engineer, of all permits or clearances received prior to the Contractor's use of any site outside the project limits.  Additionally, the Contractor shall provide the Engineer a written statement to the Engineer listing agencies or offices contacted which responded that no additional action was required on the part of the Contractor.

The Contractor shall not excavate, nor use for fill, any material at any site suspected of or found to contain hazardous materials or petroleum fuels. The Contractor shall not stockpile, nor dispose of, any material at any site suspected of or found to contain hazardous materials or petroleum fuels.

The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for material extraction, excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.  If the Contractor chooses to pursue permit modifications, such modifications shall be requested through the Engineer.

The Contractor shall do no work, stockpiling, staging, parking nor trespassing in or around any watercourses except for that work that is permitted by the Contract.

(1/16/97)R7

All debris from the project construction shall be removed from the area as soon as possible and disposed of according to approved methods of the Alaska Department of Environmental Conservation, (ADEC), Solid Waste Program.

Standard Modifications

107-1.13 RESPONSIBILITY FOR DAMAGE CLAIMS. In the first sentence, change "claims or actions for injuries" to read claims, actions or liabilities for injuries". (5/12/89)M9

Special Provisions

107-1.15 CONTRACTOR'S RESPONSIBILITY FOR WORK. Add the following to the end of the first paragraph: Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense. (5/7/91)S48

Standard Modifications

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES. In the last sentence of the third paragraph delete: "by the local fire authority." (5/12/89)M10

Special Provisions

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE. Delete paragraphs four and five in their entirety, and substitute the following: If utility facilities are damaged by the Contractor, the owning Utility has the choice of making the repair or having the Contractor correct the damage. The Contractor shall reimburse the Utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The Utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the Utility.

(10/1/92)R8

Add the following: Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 10 feet of an overhead electrical line.

2.	Operations anticipated to be within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment which is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work to be performed.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will not be paid for separately, but will be subsidiary to the Item(s) of work being performed requiring these services.

107-1.21 PERMITS. Add the following: The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge stormwater from the construction site. Requirements for this permit are given under Section 641, Erosion and Pollution Control.

The Contractor shall be responsible for obtaining and complying with the applicable State and/or borough permits for this project (i.e. construction permits, road and traffic control permits, disposal permits, etc.).

A.	It shall be the Contractor's responsibility to ensure that all of their employees, equipment, and operations comply with any and all conditions or requirements set forth in the permits.

B.	At no time shall the Contractor work on private property unless permission to enter has been signed by the appropriate property owner's representative.

The permits obtained by the Department are attached to these specification as Appendix A.  The terms, conditions, and stipulations contained in all the permits obtained by either the Department or  the Contractor are hereby made a part of these specifications. It is the Contractor's responsibility to abide by the stipulations contained in each permit. If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer. The Engineer will then decide if a permit modification is necessary. The Engineer will have copies of the permits posted in the project office.

It is the Contractor’s responsibility to obtain all permits required for actions not permitted previously by ADOT&PF.   The Contractor is responsible for complying with all permit stipulations, conditions and/or terms.  Agencies to contact for permit information may include, but is not limited to, the U.S. Army Corps of Engineers, the Environmental Protection Agency, the U.S. Fish and Wildlife Service, the Alaska Department of Fish and Game, the Alaska Department of Environmental Conservation, the Alaska Department of Natural Resources, and local or regional governments. The Contractor shall provide timely notification of such actions and permit acquisitions as may be required by federal, state, regional, and local authorities. The Contractor shall provide copies of all permits, and applicable Federal and State notifications to the Project Engineer.

(5/23/96)R9

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01 SUBLETTING OF CONTRACT. Delete the third paragraph on page 56 and substitute the following: The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions. Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator. As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Commercial Driver's License, with the appropriate endorsements for the class of vehicle to be operated,

2.	business license for trucking together with supporting documents that list the driver as the business owner or corporate officer,

3.	documents showing the driver's ownership interest in the truck including:

a.	truck registration, and

b.	lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor. The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent  contractor are not found to exist, amended payrolls  must be submitted listing the driver as an employee subject to all labor provisions of the contract. These criteria are:

1.	the owner-operator's right to control the manner in which the work is to be performed,

2.	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3.	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4.	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator. The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors. The identification system must be approved by the Engineer prior to use.

(5/7/91)S49

Standard Modifications

108-1.03 PROSECUTION AND PROGRESS. In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)M11

Special Provisions

108-1.03 PROSECUTION AND PROGRESS. Add the following:  The Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks. This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

Preparation and updating of work schedules and the two week work plans will not be paid for directly. Failure to submit work schedules and the two week work plans as specified will result in partial withholding of progress payments in accordance with subsection 109-1.06, Progress Payments. (1/27/92)R11

108-1.05 CHARACTER OF WORKMEN, METHODS AND EQUIPMENT. Add the following: The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project. This information shall be updated weekly unless otherwise directed by the Engineer. (9/1/89)R13

Standard Modifications

108-1.07 FAILURE TO COMPLETE ON TIME. Replace the third sentence of the first paragraph with the following: The amount of these deductions is to reimburse the Department for estimated additional contract administration expenses incurred as a result of the Contractor's failure to complete the work within the time specified.

Replace Table 108-1 with the following:

TABLE 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  |  |
| --- | --- | --- |
| From More Than | To and Including | Daily Charge |
| $ 0 | $ 100,000 | $ 300 |
| 100,000 | 500,000 | 550 |
| 500,000 | 1,000,000 | 750 |
| 1,000,000 | 2,000,000 | 1,000 |
| 2,000,000 | 5,000,000 | 1,500 |
| 5,000,000 | 10,000,000 | 2,500 |
| 10,000,000 | - | 3,000 |

(7/2/93)M49

Special Provision

108-1.07 FAILURE TO COMPLETE ON TIME.  The Contractor is required to complete work on item 605(7-12) Fin Drain by December 15, 1998.  For each calendar day after December 15, 1998 that the work on that item is not complete $500.00 shall be deducted from any monies due the Contractor.  For the purposes of this deadline, the suspension of calendar days as specified in 108-1.06, item 1. Calendar Days, shall not apply.  The amount of these deductions is to cover estimated expenses incurred by the Department as a result of the Contractor’s failure to complete this work within the time specified.  Total deductions will not exceed $50,000.00.  Such deductions are liquidated damages and are not to be considered as penalties.

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01 GENERAL. Add the following: When more than one type of material or work is specified for a pay item, letter or numeric suffixes, included within the parenthesis following the pay item number, will differentiate the types. (7/2/93)S63

109-1.02 MEASUREMENT OF QUANTITIES. Add the following:

Conversion factors to the SI system of units are as follows:

| From | To | Symbol | Multiply by |
| --- | --- | --- | --- |

Length

| Inch | Millimeter | mm | 25.4 * |
| --- | --- | --- | --- |
| Foot | Meter | m | 0.304 8 * |
| Yard | Meter | m | 0.914 4 * |
| Mile | Kilometer | km | 1.609 344 * |
| Foot (U.S. Survey) | Meter | m | 0.304 800 6 |

Area

| Square Inch | Square Millimeter | mm2 | 645.15 * |
| --- | --- | --- | --- |
| Square Foot | Square Meter | m2 | 0.092 903 04* |
| Square Yard | Square Meter | m2 | 0.836 127 36* |
| Square Mile | Square kilometer | km2 | 2.590 00 |
| Acre | Square Meter | m2 | 4 046.856 |
| Acre | Hectare (10 000 m2) | ha | 0.404 685 6 |

Volume

| Cubic Inch | Cubic Millimeter | mm3 | 16.387 064 * |
| --- | --- | --- | --- |
| Cubic Foot | Cubic Meter | m3 | 0.028 316 8 |
| Cubic Yard | Cubic Meter | m3 | 0.764 555 |
| Acre Foot | Cubic Meter | m3 | 1 233.49 |
| 100 board feet | Cubic Meter | m3 | 0.235 974 |
| Cubic Foot | Liter | L | 28.316 85 |
| Gallon | Liter | L | 3.785 41 |

Temperature

| Degree Fahrenheit | Degree Celsius C | C | TC=(TF-32)/1.8 |
| --- | --- | --- | --- |

Force

| Pound-force (lbf) | Newton | N | 4.448 222 |
| --- | --- | --- | --- |
| Pound/square-inch(Psi) | Pascal | Pa | 6 894.757 |

Mass

| Pound-mass (lbm) | Kilogram | kg | 0.453 592 |
| --- | --- | --- | --- |
| Ton (Short, 2,000 lbs) | Megagram | Mg | 0.907 184 7 |
| Ton (Short, 2,000 lbs) | Kilogram | kg | 907.184 7 |

NOTE: * denotes an exact number.

All conversion factors are extracted from ASTM E 380-93, "Standard Practice for Use of the International System of Units (SI) (The Modern Metric System)," and AASHTO publication "Guide To Metric Conversion." (1/4/96)R136

109-1.02 MEASUREMENT OF QUANTITIES. After the ninth paragraph, insert the following: The Contractor shall furnish competent scale operators to weigh all materials measured and paid for on a weight basis.

The scale operator shall record to the nearest 100 pounds the weights of all loads of material on a daily tally sheet. The scale operator shall also make out a weigh slip ticket for each load hauled showing the gross, tare and net weights.  The original shall accompany the load and one copy shall be retained until any discrepancies have been resolved at the end of each day.

The scale operator's daily tally sheet shall also include the following information as applicable to the type of scales used:

1.	Name and number of project,

2.	Contract item number,

3.	Description of source,

4	Date,

5.	Load number,

6.	Truck identification mark,

7.	Time of weighing,

8.	Gross weight of each load,

9.	Tare weights,

10.	Net weights,

11.	Scale operator's signature, and

12.	Contractor's certification.

The original daily weight record shall be furnished to the Engineer at the end of each shift.

The Engineer may, at random intervals, designate previously weighed vehicles to be reweighed, in his presence, to verify the weight of the materials being purchased. This will include empty or loaded vehicles as the Engineer may designate.

No direct payment will be made for furnishing scale operators, equipment, and incidentals required.  Costs thereof will be subsidiary to bid prices of the material being weighed.

(7/2/93)S11

Standard Modifications

109-1.03 SCOPE OF PAYMENT. Delete the last sentence of the fourth paragraph. (5/7/91)M33

Special Provisions

109-1.03 SCOPE OF PAYMENT. Add the following: No payment will be made for any material delivered in a vehicle which is not in compliance with the requirements of 105-1.12 LOAD RESTRICTIONS and 644-2.06 SCALES.

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 3, Equipment, change the first sentence to read ..."Rental Rate Blue Book for Construction Equipment", published by K-III Directory Corp., 1735 Technology Drive, Suite 410, San Jose, CA 95110-1313.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska -South Region. (3/24/97)R14

109-1.06 PROGRESS PAYMENTS. Add the following: Failure to submit work schedules in accordance with Subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. This retainage will be released by the Engineer upon receipt of current schedules from the Contractor. (9/21/92)R137

109-1.07 PAYMENT FOR MATERIAL ON HAND. Add the following: The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska, at a location acceptable to the Engineer.

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 23, with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds. The Contractor shall not, nor shall subcontractors or others associated with this contract discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 23, in compliance with the Federal Highway Administration's DBE Program guidelines and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section shall be considered a material breach of contract. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS36.30.640(4).

120-1.04 DEFINITIONS AND TERMS

1.	Broker. A DBE that arranges for the delivery or provision of creditable materials, supplies, equipment, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

2.	Commercially Useful Function (CUF). The execution of a contract or a distinct element of work or service under a contract by the DBE actually performing, controlling, managing, and supervising the work involved with its own equipment and employees within its certified category. The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the contract.

3.	Disadvantaged Business Enterprise (DBE). A firm certified by the State of Alaska, Department of Transportation and Public Facilities, in accordance 	with 49 CFR, Part 23, or one granted that status under the Alaska Native Claims Settlement Act, 1991 Amendments and certified by the Department for participation in the Department's DBE program.

4.	Good Faith Efforts. The affirmative action measures that shall be taken by a contractor to meet the DBE Program objectives and goals for this project.

5.	Manufacturer. A DBE certified in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

6.	Original DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the contract bid schedule before approval of the Revised DBE Utilization Goal.

7.	Regular Dealer. A DBE certified in a supply category that

a.	maintains an in-house inventory on a regular basis of the particular product provided to this project,

b.	keeps an inventory in an amount appropriate for the type of work using that product, and

c.	offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis.

8.	Revised DBE Utilization Goal. The DBE Utilization as submitted by the contractor and approved by the Department for this project on Form 25A325C. The Revised DBE Utilization Goal may be equal to, greater

than, or less than the Original DBE Utilization Goal, if approved. Once approved, this Revised goal becomes the minimum required DBE participation during the execution of the contract.

120-2.01 UTILIZATION GOAL. The Original DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total basic bid amount. In order for the work of the DBE to be credited towards meeting the Original DBE Utilization Goal at time of contract award, the DBE must be certified by the Department in a category covering the CUF to be performed at the time of listing on the "DBE Utilization Report" (Form 25A325C).

A bidder shall demonstrate the ability to meet the Original DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this contract.

120-3.01 DETERMINATION OF COMPLIANCE

1.	Phase I - Bid and Award. In addition to bid submission requirements, the apparent low bidder shall demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of receipt of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the contractor submits less DBE utilization on Form 25A325C than is required to meet the Original DBE Utilization Goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (25A321A) shall be submitted. If accepted by the Department, this lower DBE utilization becomes the Revised DBE Utilization Goal.

If the bidder cannot demonstrate the ability to meet the Original DBE Utilization Goal, failure to document the minimum required Good Faith Efforts will result in the bid being declared nonresponsive.

c.	Where the bidder submits more DBE utilization on Form 25A325C than is required by the Original DBE Utilization Goal, this higher DBE utilization, if accepted by the Department, becomes the Revised DBE Utilization Goal.

2.	Phase II - Construction. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE. Prior written request by the Contractor and approval from the Engineer is required for the replacement of a DBE for any reason. If DBE replacement is approved, the Contractor is obligated to replace the DBE with another DBE for the same work in order to still meet the Revised DBE Utilization Goal. If the Contractor cannot find a replacement DBE, the Contractor shall document the required Good Faith Efforts stipulated in Subsection 120-3.02 for the items of work to have been performed by the replaced DBE in order to have the Revised DBE Utilization Goal reduced.

120-3.02 GOOD FAITH EFFORT. The Contracting Officer will use all of the following criteria to judge if the bidder, who has not met the Original DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract. Failure by the Contractor to perform and document any of the following actions 1-7 constitutes insufficient Good Faith Effort.

1.	Consideration of all subcontractable items. The Contractor shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department prior to bid opening (see Form 25A324).

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification at least 10 calendar days prior to bid opening to all DBEs listed in the Department's most current DBE Directory certified to perform those work items identified in Form 25A324 of the bidder's/Contractor's interest in securing the DBE's participation in the execution of the work. Each contact with the DBE shall be logged on a "Contact Report" (Form 25A321A).

4.	Request for DBE participation on specific items of work or services. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote shall be deemed non-competitive, provided the DBE and non-DBE quotes are for the exact same work or service. Where the Contractor rejects a DBE quote as being non-competitive under this condition, the work performed and payments received by the non-DBE during the execution of the contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about the requirements of the contract regarding the specific item of work or service sought from the DBE.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether or not they were interested in bidding. Documentation of follow-up contacts shall be logged on the "Contact Report" (Form 25A321A).

Items 4. through 7. will be utilized to evaluate any request from the Contractor for a reduction in the Revised DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF). Measurement of attainment of the Revised DBE Utilization Goal shall be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section.

CUF is limited to that of a:

a.	regular dealer,

b.	manufacturer,

c.	broker,

d.	subcontractor

e.	joint-venture, or

f.	prime contractor.

In order for the CUF work of the DBE to be credited toward the goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE shall be certified in the appropriate category at the time of:

a.	the Engineer's approval of the DBE subcontract; and

b.	the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

2.	The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

3.	A DBE trucking firm certified and performing work in a transportation/hauling category is restricted within that category to the CUF of a broker. (This does not effect the CUF of that same firm, when performing work as a subcontractor and certified in another category such as embankment or excavation which could include the hauling of materials for that work.)

4.	The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

5.	Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the Revised DBE Utilization Goal.

6.	Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm shall not be credited toward the Revised DBE Utilization Goal. The Contractor must still meet the Revised DBE Utilization Goal by either:

a.	Withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort

(Subsection 120-3.02, items 4-7) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01, or

b.	Continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out and DBEs in an amount to meet the Revised DBE Utilization Goal through either

1)	subcontractor substitution (Subsection 103-1.01),

2)	increasing the participation of other DBEs on the project,

3)	documenting Good Faith Efforts (Subsection 120-3.02, items 4-7),

4)	or by a combination of the above.

7.	The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the Revised DBE Utilization Goal.

8.	The Engineer shall consider the following criteria when determining what CUF is being performed by the DBE:

a.	The work performed shall be necessary and useful work required for the execution of the contract.

b.	The scope of work shall be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

c.	The work shall be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE, with the exception allowed under (d) below. Either the DBE owner or an on-site DBE representative, DBE superintendent, or DBE foreman shall be responsible for the work at the site. All such DBE representatives must be designated as a key employee in the DBE's certification records with the Department prior to DBE subcontract award.

d.	The DBE shall use their own employees and equipment for the execution of the work. An exception to this requirement may be permitted where the DBE must perform a specialty task or where the work is in a remote area. In such instance, the DBE may temporarily augment its project workforce with another contractor's equipment and employees (not to include supervision) in order to perform the work, if the Department considers this normal practice performed by non-DBE contractors, within the Alaskan construction industry.

On any project, this practice shall not involve more than 33.3% of the DBE's subcontract value. Also, the Contractor shall submit a request in writing from the DBE and secure the Department's approval for such arrangement prior to commencement of the DBE's subcontract work involved. Exclusive of this arrangement, the DBE's project work force shall be regular DBE employees.

In all instances, the DBE shall be responsible for its payroll and labor compliance requirements concerning all workers under its control. DBE leases and payments for equipment must be documented; Contractor withholding or retainage for DBE labor and equipment usage is not permissible. Two-party checks to individuals are not permissible.

e.	The manner in which the work is sublet or performed shall conform to standard, statewide industry practice within Alaska, as defined by the Department. The work or provision of goods or services shall have a market outside of the DBE program (must be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed a superfluous step in the contracting or purchasing process and no DBE credit will be allowed.

There shall be no DBE credit for lower-tier non-DBE subcontract work, unless the Department defines this lower-tier subcontracting as standard, statewide industry practice within Alaska.

f.	The cost of the goods and services shall be reasonable and competitive with the cost of these goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

g.	All subcontract work, with the exception of truck hauling, shall be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE shall control all business administration, accounting, billing, and payment transactions (this requirement does not preclude the two-party check allowance described under i., below). The prime contractor shall not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

i.	Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE.

Two-party checks may be issued by the Contractor on an occasional basis to the DBE and another business for work or services performed under the contract; however, the Engineer shall be notified in writing in advance. DBE credit will not be given for these two-party payments, if issued on a routine basis or issued to an extent greater than that offered by the prime to non-DBEs on the project.

j.	A DBE trucking firm certified and performing work in the transportation/hauling category shall have a supervisor on-site at all times in charge of the dispatching of trucks and the hauling of materials before any DBE credit may be credited. The DBE supervisor must be regularly employed by the DBE and designated as a key employee in the DBE's certification records with the Department prior to prime contract award.

9.	The Contractor shall provide proof (canceled checks or bank statements that identify payor, payee, and amount of transfer) of the actual monies paid for the qualifying work, goods and services provided by DBEs.

10.	If the quantity of work of a bid item which involves a DBE is reduced by the Department, the Original and Revised DBE Utilization Goals on Form 25A325C are reduced proportionately.

120-3.04 DEFAULT OF DBE. In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default. The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the Revised DBE Utilization Goal if, in the opinion of the Engineer, both of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with items 4 through 7 of Subsection 120-3.02 GOOD FAITH EFFORT for the defaulted work.

The Revised DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor shall be entitled to count toward the Revised DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	Credit for work performed by a DBE prime contractor is 100%, not to exceed the Original DBE Utilization Goal.

2.	Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials.

3.	Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

4.	Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

5.	Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the procurement contract for the creditable item.

6.	Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the hauling subcontract.

7.	Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the premium cost.

8.	Credit for the CUF of a joint venture (JV) (either as the prime contractor or a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner shall be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Meeting the Revised DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, retainage may be withheld from progress payments. The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive or potential disincentive.

If the Contractor fails to meet the Revised DBE Utilization Goal, payments will be reduced as a disincentive. The amount of the disincentive shall be equal to 50% of the difference between the Revised DBE Utilization Goal expressed in dollars and the total creditable DBE participation as determined by the Engineer.

If and only after the Original DBE Utilization Goal established on Form 25A325C in terms of dollars has been met, the Contractor may be eligible for an incentive payment based upon the following calculation:

10% of the total dollar amount of CUF work performed by DBE subcontractors not needed in the calculation to meet the Original DBE Utilization Goal; except that the total incentive paid to the Contractor will not exceed 2% of the total basic bid amount at time of original contract award or $100,000, whichever is less.

Payment of the incentive will be made on the final estimate. The disincentive will be withheld in the form of retainage during the course of the project. If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the Department within 30 days of being billed for the amount due.

A Change Order is not required for DBE Adjustment. The Notice To Proceed shall constitute the notice required to initiate DBE Adjustment.

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(6/6/94)S33

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-2.01 GENERAL. Add the following: Timber 5 inches in diameter or larger at breast height shall be cut into 8 foot lengths, de-limbed, and stacked at locations approved by the Engineer for public removal. These locations shall be adjacent to the nearest side street or other approved site which does not create a traffic hazard due to lack of adequate parking for the public. The Department will notify the public of the availability of the timber once it has been stacked. The Contractor shall schedule his clearing and grubbing work so as to provide two weeks for the public to access those areas of the project where such timber is available prior to completion of the clearing and grubbing work in those areas. The Contractor shall dispose of any timber left by the public after the two week time period.

The Contractor shall perform all work necessary to preserve and/or restore land monuments and property corners from damage. Any land monument or property corner that is disturbed shall be restored in accordance with Sections 642 at the Contractor's expense. An undisturbed area 5 foot in diameter may be left around existing monuments and property corners. A list of land monuments and property corners is shown on the Right of Way maps. (2/26/97)R107

The Contractor shall comply with the following Fire Plan prior to beginning clearing and grubbing operations and prior to any other operations requiring burn sites:

FIRE PLAN

This plan shall be in effect from May 1 to September 30.

1.	Burn Site. All burn sites shall be approved by the Engineer and the U.S. Forest Service before any burning may occur.

2.	Burn Permit. The Contractor shall obtain a burn permit in accordance with Alaska Statutes 11 AAC 95.400 through 11 AAC 95.490 and comply with all the requirements contained in the permit.

3.	Manpower and Equipment. At all times when burning is in progress, the Contractor shall have on the project a sufficient number of men to keep fires under control.

The Contractor shall keep a watchman on duty, during the night and weekend hours, checking on live fires.

The Contractor shall have two sealed tool boxes painted red and marked "For Fire Use Only". Tool boxes shall contain the following tools and equipment in good condition:

5 long-handled, round-pointed shovels, size "O" or larger

5 pulaskis

2 backpack pumps

1 file, 10 inch Mill Bastard

The Contractor shall have on the job at least one 1-1/2 inch portable fire pump capable of pumping 22 gallons per minute through 50 feet of 1-1/2 inch DJRL hose using a 1/4 inch nozzle. Pumps and accessories shall be kept in a box painted red and marked "For Fire Use Only". Each box shall be equipped with a hasp so that it may be sealed. Accessories shall include the following:

1500 feet of 1-1/2 inch hose with 9NH threads

8 feet (approx.) suction hose with strainer

1 gas tank and connector hose (if not on pump)

1 grease gun and grease

2 starter ropes

2 quarts oil

1 extra spark plug for each cylinder

1 crescent wrench, 10 inch

3 spanner wrenches, 1-1/2 inch

1 screwdriver, 6 inch

1 pliers, 8 inch

2 nozzles with changeable tips (1/4 inch, 5/16 inch, 3/8 inch) or adjustable outlet

4 adaptors, 1-1/2 inch IP female to 1-1/2 inch ANHC male (9 threads per inch)

1 siamese valve

1 check valve

12 washers, 1-1/2 inch

1 funnel

fuel to operate for 8 hours

This equipment shall be kept in good serviceable condition and shall be maintained at a location accessible to operations, and shall be tested at such time as may be required by the Engineer.

Each gasoline power saw shall be provided with a muffler in good condition, 1 chemical-pressurized fire extinguisher of not less than 8-ounce capacity, by weight. The muffler and extinguisher shall be maintained in good working order at all times. During periods of critical fire danger, additional precautionary measure, such as a round-pointed shovel, may be required when such saws are used. Any fueling of a power saw shall be done in an area which has first been cleared of material which will carry fire; such power saws shall be moved at least 10 feet from the place of fueling before starting.

Tank Truck or Trailer. Tanks will be not less than 300 gallons capacity. Pumps may be portable or power takeoff. Each will have a live reel containing at least 250 feet of 1 inch CFRL hose or 1 inch rubber hose. The hose will have iron pipe treads. Other equipment carried on the truck or trailer shall be the following:

An additional 250 feet of hose with 1 inch IP threads

2 reducers, 1-1/2 inch ANHC female to 1 inch IP male

2 adapters, 1-1/2 inch IP female to 1-1/4 inch ANHC male

2 spanner wrenches, 1-1/2 inch

15 feet suction hose with strainer

1 shutoff type nozzle

12 1-inch hose washers

1 extra spark plug

1 crescent wrench

1 pliers, 8 inch

1 screwdriver, 6 inch

1 grease gun and grease

2 quarts oil

1 funnel

fuel to operate for 8 hours

3.	In the Event of Fire. The Contractor shall do the following:

a.	Immediately fight the fire with available manpower and equipment.

b.	Notify the Engineer and the U.S. Forest Service of all fires as soon as possible.

c.	Continue fighting the fire until it is out or until released by the U.S. Forest Service.

d.	Remain in charge of the fire until released by the U.S. Forest Service.

e.	When the U.S. Forest Service assumes fire boss responsibilities or shifts these responsibilities to other qualified personnel, the Contractor's Representative will work directly under the fire boss and be responsible to him for directing the work of the Contractor's employees and equipment.

f.	Arrange for additional men and equipment if needed.

g.	Assume the responsibility for direction of all fire fighting as soon as possible when deemed practical.

4.	Fire Line. All burn piles shall have a 12 foot wide fire line constructed around the pile prior to burning.

5.	Posting. A copy of this plan and the permit shall be posted in a conspicuous location so that all employees will be aware of its provisions and their responsibilities for fire prevention and suppression.

6.	Additional Requirements. In the event of extremely dry and fire hazardous conditions, the Engineer may require the Contractor to take special precautions during clearing and grubbing operations. The Engineer will be the judge of when conditions have become fire hazardous.

201-2.06 DISPOSAL.  Add the following to the first paragraph: The material site shall not be used as a disposal location for materials from outside its limits.

Add the following: Materials disposed of outside the project limits on public or private wetlands shall be allowed only after a Department of the Army Section 404 Permit allowing this has been submitted to the Engineer.

All waste disposal areas shall be properly graded and drained. The outer limits of waste shall be feathered into surrounding grounds with no noticeable break or variation readily discernable.

201-4.01 BASIS OF PAYMENT. Add the following: All work required to cut, de-limb and stack timber for public removal and to preserve and restore land monuments and property corners will be subsidiary to 201(2A) Grubbing. (2/26/97)R107 Clearing will be subsidiary to Item 201(2A) Grubbing.

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

202-2.04 REMOVAL OF PAVEMENT, SIDEWALKS, CURBS, ETC. Add the following: Asphalt pavement removed from the existing highway may be used in the construction of the embankment. Material so used shall be buried so as not to be exposed at the completed surface of the embankment. The broken asphalt pieces shall be six inches or less in maximum dimension.

For disposal of waste asphalt pavement, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt. A DEC permitting officer in Anchorage may be contacted at 269-7590.

(10/17/96)R84

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01 DESCRIPTION. Add the following: Special ditch shall consist of the final shaping of designated ditches and slopes for drainage by grading with a small dozer, motor grader, or other suitable means approved by the Engineer.

Pathway linear grading shall include all repairs, preparation and excavation necessary to construct a pathway along existing pathway embankment as schematically shown on the plans, and as field located by the Engineer.

Standard Modifications

203-2.05 BORROW. Add the following: Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively. (5/12/89)M12

203-3.02 EMBANKMENT CONSTRUCTION. On page 97, delete the 5th paragraph and substitute the following: All embankment shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible. (5/7/91)M35

Special Provisions

203-3.02 EMBANKMENT CONSTRUCTION. Add the following: After pathway linear grading is complete, the subgrade surface shall not vary more than 0.10 feet when tested using a 10-foot straightedge.

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL. Delete the second paragraph and substitute the following: Embankment material shall be compacted to not less than 95 percent of the maximum density. Maximum densities will be determined by AASHTO T 180, or ATM T-12. In place field densities will be determined by ATM T-3 or ATM T-11. (4/14/95)R193

203-4.01 METHOD OF MEASUREMENT. Add the following: Measurement of the special ditch, whether flat bottom or "V" ditch will be measured for payment by the linear foot along the center of the ditch for each ditch so designated, constructed and accepted by the Engineer.

Measurement for the pathway linear grading will be along the center of the facility when constructed as stated above.

203-5.01 BASIS OF PAYMENT. Change Pay Items 203(6) to 203(6A) Borrow, Type A.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

203(18)	Pathway Linear Grading	Linear Foot

203(36)	Special Ditch	Linear Foot

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 MATERIALS. Delete this subsection in its entirety an substitute the following: Bedding and backfill materials shall meet the requirements for Selected material, Type A, as specified in subsection 703-2.07 Selected Material.

204-4.01 BASIS OF PAYMENT. Replace the second and third paragraphs with the following:   When Item 204(1), Structure Excavation, does not appear in the Bid Schedule, structure excavation required to complete other items of work will not be paid for directly but will be considered as subsidiary to those items except that excavation and disposal of unsuitable material required beyond the excavation limits shown on the plans and standard drawings for structures will be considered as extra work.

Any backfill material or bedding material required for structures will be considered as subsidiary to those items.

SECTION 205

EXCAVATION, BACKFILL AND

FOUNDATION FILL FOR STRUCTURES

Special Provisions

205-1.01 DESCRIPTION. Add the following: This work shall also include removal of overburden material, including rock or other hard material, as indicated on the plans and the installation of temporary retainment structures. Temporary shoring, temporary bracing, dewatering and other incidentals required for installation of abutments at the Granite Creek bridge and East Fork Six Mile Creek Bridge.

CONSTRUCTION REQUIREMENTS

205-3.03 BACKFILL. Add the following: All backfill placed within 1 foot of a structural unit shall be graded to pass the 3-inch sieve.

Add the following subsection:

205-3.04 GENERAL. The Contractor will be responsible for the stability of the existing bridges and approaches, or portions thereof, at all stages of excavation, new abutment construction and backfill operations.

The removal of portions of the existing approaches shall be conducted in such a manner as to avoid damage to those portions that are to remain or be incorporated in the new work.

The Contractor shall be responsible for repairing, to the satisfaction of the Engineer at no additional cost to the Department, any damage resulting from removal operations to those portions of the structure that are to remain in place.

Excavated material may be reinstalled if it meets the material requirement of these specifications.

205-5.01 BASIS OF PAYMENT. Add the following: Grading and placement of material used within 1 foot of structural units will not be paid for directly, but will be subsidiary to Item 203(6A) Borrow, Type A. (6/5/92)R154

Delete the third paragraph and substitute the following; All temporary shoring, bracing or retainment structures required for excavation will be considered subsidiary to other items of work.

Excavation and backfilling for structures at both bridges will be considered subsidiary to other items of work.

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-2.01 COMPOSITION OF MIXTURES. Delete this subsection and substitute the following: The paving mixtures will be any commercially available Type II or Type III, Class B, Asphalt Concrete mixture, or better, approved for use in any Sate or Municipal project.  Asphalt Concrete, Type II or Type III, Class B will be used in construction of the pathway.  The Contractor shall submit a certified statement of its components and their proportions for approval as the Job Mix Design.

401-2.04 ASPHALT MATERIALS. Add the following: STE-1 emulsified asphalt shall be used for tack coat.

401-3.04 ASPHALT PAVERS. Add the following: The use of a Layton Box will be allowed on bikepaths and sidewalks.

401-3.11 SPREADING AND FINISHING. Add the following to the third paragraph: Pavement thickness shown in the plans will be considered nominal.  average thickness will be controlled by the Engineer on a spread-yield basis.

401-5.01 BASIS OF PAYMENT. Add the following: Anti-stripping additives asphalt cement, saw cutting, and striping will all be subsidiary to Item 401(9A), Asphalt Concrete, Type II, Class B or 401(9B), Asphalt Concrete, Type III, Class B.

Pay Item No.	Pay Item	Pay Unit

401(9A)	Asphalt Concrete, Type II, Class B	Ton

(Includes Oil)

401(9B)	Asphalt Concrete, Type III, Class B	Ton

(Includes Oil)

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01 DESCRIPTION. Add the following: The work shall also include replacement of deck joints on Bridges No. 612 and 613.  For the purposes of this specification, all open construction joints over the bents (piers) and all expansion joints shall be included.

501-1.02 CLASSIFICATION.  Add the following: Concrete for sign foundations, park facilities, RV wastewater disposal systems, water wells and vaulted toilets shall conform to the following:

1.	5-Sack Concrete.  Use for sign bases, footings, ballast and anchors.  Commercially produced concrete from a central mixing plant or mixed on site from factory packaged concrete mixture with minimum cement content of 5.0 sacks per cubic yard concrete.  No field testing will be required although testing will be at the discretion of the Engineer if the Engineer feels the concrete is not being mixed or placed properly.  Acceptance will be based on certification by manufacturer that concrete mix meets mix design requirements.

2.	6-Sack Concrete.  Use for slabs, pads, sidewalks, curbs, gutters and  parking bumpers.  Commercially produced concrete from a central mixing plant with minimum cement content of 6.0 sacks per cubic yard concrete, plant mix design air entrainment of 4-7 percent, and a slump range of 2-4 inches.  No field testing except slump will be required although testing  will be at the discretion of the Engineer if the Engineer feels the concrete is not being mixed or placed properly.  Acceptance will be based on Engineer verification of slump and certification by manufacturer that concrete mix and air entrainment meet mix design requirements.

Subsections 501-3.01 and 501-3.02 do not pertain to 5-Sack Concrete and 6-Sack Concrete.  The supplier’s plant mix design will be used for the specified cement content and air entrainment for concrete commercially produced at a central mixing plant.  The air entrainment agent shall be added to the concrete mixture at the project site and mixed for a minimum of 5 minutes.  Cement content is based on a 94 pound sack.  Submit batch and delivery tickets to document cement content and air entrainment.

501-2.01 MATERIALS.  Add the following:  No testing will be required for the components of  5-Sack Concrete and 6-Sack Concrete although testing will be at the discretion of the Engineer if the Engineer feels that unacceptable materials have been used.  Acceptance of materials for 5-Sack Concrete and 6-Sack Concrete commercially produced at a central mixing plant will be based on certification by the central mixing plant that all materials meet the requirements of Subsection 501-2.01.  Acceptance of materials for 5-Sack Concrete mixed on site from factory packaged concrete mixture will be based on the Engineer's verification that a factory packaged concrete mixture was used.

Standard Modifications

501-3.01 PROPORTIONING. Under Item 1., Determining the Proportions and Batch Weights, add the following to the second paragraph:  Under Item 1., Determining the Proportions and Batch Weights, delete the first paragraph and substitute the following: The Contractor shall submit a concrete mix design to the Engineer for approval and samples of all the materials in the design (enough for 3 trial batches).  The design shall include the amount of cement, fine and coarse aggregates (in a saturated surface-dry condition), weight of water, and the amounts of each admixture per cubic yard of concrete required to conform to table 501-1.  Supporting documentation of test results shall be included with the submittal.  Structural concrete shall be developed in accordance with the following ACI specifications.

ACI 211.1 for normal concrete

ACI 211.3 for no slump concrete

The mix design strength values shall be determined according to ACI 214 for the f’c noted on the bridge or structural drawings.  If no design strength is indicated, 4000 psi shall be used.  This shall not apply to class S and Class W concrete, which shall conform to the specified sack content.

Material properties shall be determined in accordance with the following test methods:

| Property | Test Method |
| --- | --- |
| Slump | AASHTO T 119 |
| Air Content | ATM T-8 |
| Compressive Strength | AASHTO T 22 |
| Unit Weight | AASHTO T 121 |
| Cement Content | AASHTO T 121 |

The Contractor may request a modification of slump, water/cement ratio, sack content, and discharge time specifications.  These modifications must be approved by the Engineer and then included in the mix design submittal.

Approval of the concrete mix design will be based on 28-day strength results from trial batches performed by the Engineer.  A mix design may be approved on the basis that the 7-day compressive strength equals or exceeds 85% of the minimum strength requirements, provided no accelerators or Type III cement has been used.  Production may begin only after the mix design is approved.

In the second paragraph under Item 3, replace "Polysar 1186" with "Styrofan 1186". (5/12/89)M14

Special Provisions

501-3.01 PROPORTIONING. Revise this subsection as follows: In table 501-1 Class of Concrete, under the category Coarse Aggregate Gradation, AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S, and W concrete.  (9/1/89)R37

Add the following to subparagraph 4: Fly ash may be used only in the abutments of Granit Creek Bridge.  Fly ash shall not be used in the concrete girders for this project.

Standard Modification

501-3.02 BATCHING.  Add the following to item 5., Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, moisture contents of the various aggregates and the individual truck water meter reading when batched, with each truck load or batch of concrete supplied.

501-3.05  FORMS.  Delete paragraphs 12 and 13 (the first two paragraphs on page 175) and substitute the following:  Permanent metal forms may be used only if shown on the plans.  The construction of concrete bridge decks with permanent steel bridge deck forms shall conform to the requirements of this specification.  Removable forms may be substituted for permanent metal forms with no adjustment in prices.  (5/12/89)M15

Special Provisions

501-3.05 FORMS. Add the following: Architectural finish.  The thickness of concrete members that receive an architectural finish shall be increased so that the specified minimum cover to reinforcing steel is maintained.

Add the following: The Contractor shall submit detail drawings and design calculations for the falsework proposed.  The falsework detail drawings shall be signed by an Engineer who is registered as a Civil Engineer in the State of Alaska.  The falsework shall be designed in accordance with the latest edition of the AASHTO specifications, “Guide Design Specifications for Bridge Temporary Works.”

501-3.06 PLACING CONCRETE.  Replace the last sentence of item 2. Pumping concrete with the following; Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete as directed.  (7/2/93)S65

Add the following to item 7. Forming Construction Joints: Construction joints shall be made only where shown on the plans, unless otherwise approved by the Engineer.

All construction joints shall be cleaned of surface latence, curing compound and other foreign materials before fresh concrete is placed against the surface of the joint.  Abrasive blast methods shall be used to clean all construction joints to the extent that clean aggregate is exposed.  All construction joints shall be flushed with water and allowed to dry to a surface dry condition immediately prior to placing concrete.

When existing structures are to be modified, construction joints between new and existing concrete shall be cleaned and flushed as specified above, When a roughened concrete surface is shown on the plans, the existing concrete surface shall be roughened to a full amplitude of approximately 6 mm by abrasive blasting or mechanical equipment.

When new concrete is shown on the plans to be joined existing concrete by means of reinforcing steel dowels bonded by grouting holes drilled in the existing concrete, the holes shall be drilled by methods that will not shatter or damage the concrete adjacent to the holes.  Holes in which longitudinal or transverse reinforcement is encountered during drilling before the specified depth is attained shall be rejected.  A new hole, which does not strike reinforcement, shall be drilled adjacent to the rejected hole to the depth shown on the plans.  With the approval of the Engineer, all holes including rejected holes may be cored through reinforcing steel to the correct depth.  All rejected holes will be drilled with epoxy grout.

The epoxy cartridge system shall consist of (1) a bonding material that is a two component epoxy contained in a cartridge having tow separate chambers and (2) an applicator that is a special dispensing gun having a replaceable static mixing nozzle.  The epoxy cartridge system used shall be appropriate for the service temperature and ambient concrete temperature at the time of installation.

All epoxy cartridge systems shall be subject to the approval of the Engineer.  Epoxy cartridge systems shall meet the requirements of the “Acceptance Criteria for Adhesive Anchors in Concrete and Masonry Elements,: AC58, dated April 1995, by the ICBO Evaluation Service, Inc.  The suitability requirements for creep, in-service temperature, dampness, freezing and thawing, and seismic qualifications of those acceptance criteria shall be met.  Approval of epoxy cartridge systems shall be contingent upon the contractor submitting to the Engineer one sample of each type of epoxy cartridge system, manufacturer’s installation instructions, and certified results of tests, either by a private testing laboratory or the manufacturer, indicating compliance with the above requirements.  Epoxy cartridge systems previously tested and approved by the Engineer need not be re-tested.

Each epoxy cartridge shall be clearly and permanently marked with the manufacturer’s name, model number of epoxy cartridge system, manufacturing date, and lot number.  Each carton of epoxy cartridges shall contain the manufacturer’s recommended installation procedures, minimum cure time, and such warning or precautions concerning the contents as may be required by State or Federal Laws and Regulations.

Each shipment of the epoxy cartridge system, regardless of which epoxy product is furnished, shall be accompanied by a Certificate of Compliance as provided in Section 106-1.05, “Certification of Compliance,” of the Standard Specifications.  The certificate shall state that the material complies in all respects to the specifications and date submitted in obtaining acceptance.

The diameters and depths of the drilled holes shall be as recommended by the manufacturer, but in no case shall the depth and diameter of the hole be insufficient to develop the ultimate strength of the steel dowel.  The drilled holes shall be clean and dry at the time of placing the bonding material and the steel dowels.

After bonding, dowels shall be supported as necessary to prevent movement during curing and shall remain undisturbed until the epoxy has cured the minimum time specified by the manufacturer.  Dowels that are improperly bonded, as determined by the Engineer, will be rejected.  New holes shall be drilled, and new dowels placed and securely bonded to the concrete at the Contractor’s expense.

Add the following to numbered item 8:

f.	Joint Seals on Bridges No. 612 and 613

(1)	Joint sealer shall be composed of rapid cure, 100 percent silicone, self-leveling, two-part, cold applied sealant.

(2)	Polymer bonding material shall be compatible with the joint sealant, and shall be composed of a two-component rapid curing liquid polymer mixed with blended aggregate.

All expansion joints and opened construction joints for the above two bridges shall be thoroughly cleaned of all old joint filler material, bituminous material, debris, grease, dirt, rocks, and all other deleterious material.  Each joint shall be prepared for the new expansion joint system as recommended by the manufacturer of the system.  Installation of the joint sealant and polymer nosing shall be in accordance with the manufacturer’s recommendations.

Joints shall be inspected for proper width, depth, alignment, and preparation, and shall be approved by the Engineer prior to installation of polymer or sealant.

Replace item 9. Placing Anchor Bolts with the following: Coring concrete shall consist of coring 1.25 inch diameter holes through reinforced concrete bridge members at abutments and piers, as shown on the plans and in conformance with the requirements in these special provisions.

The holes shall be cored by methods that will not shatter or damage the concrete adjacent to the holes.

Water for core drilling operations shall be from the local domestic water supply or shall not contain more than 1000 parts per million of chlorides as Cl, nor more than 1300 parts per million of sulfates as SO4, nor shall it contain any impurities in a sufficient amount to cause discoloration of the concrete or produce etching of the surface.

Water from core drilling operations shall not be permitted to fall on public traffic, to flow across shoulders or lanes occupied by public traffic, or to flow into gutters, other drainage facilities, or streams.

When new structural steel supports are shown on the plans to be connected to existing concrete by means of anchor bolts bonded by epoxy cartridge system into holes cored in the existing concrete, the holes shall be cored by methods that will not shatter or damage the concrete adjacent to the holes.  Existing reinforcement may be encountered at the hole locations shown on the plans.  Holes shall be cored through any reinforcement encountered.

The epoxy cartridge system shall meet the requirements described in Section 501-3.06, “Placing Concrete, Item 7, forming construction Joints,” of these Special Provisions.

The diameters and depths of the cored holes shall be as recommended by the manufacturer, but in no case shall the depth and diameter of the hole be insufficient to develop the ultimate strength of the anchor bolt.  The cored holds shall be clean and dry at the time of placing the bonding material and the anchor bolts.

After bonding, anchor bolts shall be supported as necessary to prevent movement during curing and shall remain undisturbed until the epoxy has cured the minimum time specified by the manufacturer.  Anchor bolts that are improperly bonded, as determined by Engineer, will be rejected.

Add the following to Item 10, Setting Shoes and Bearing Plates: Unless otherwise shown on the plans, pier and abutment caps on bridges shall be finished parallel to the roadway grade and parallel to the roadway cross slope or crown.  Grade strips on each side of the caps shall be independently set and the grade at the centerline of the bearings shall be carefully checked prior to casting the concrete.

501-3.09 BACKFILLING AND OPENING TO TRAFFIC. Add the following paragraph: Locations where material was excavated to allow for construction of new concrete shall be backfilled and compacted to the same elevation prior to the start of construction.

501-4.01 METHOD OF MEASUREMENT. Add the following: item 501(8) Cast-in-Place Concrete Wall shall be measured horizontally along the bottom of the wall.

The unit of measurement for drilling and bond dowels will be the actual number of dowels installed in place, completed and accepted.

Drilling and bonding dowels, as defined herein, includes all labor, materials (except reinforcing steel dowels), tools, equipment, and incidentals, and dosing all work involved drilling the holes and bonding the dowels with epoxy cartridges, complete in place, as shown on the plans, as specified, and as directed by the Engineer.

Item 501(20) Expansion Joint Seal will be measured by the linear foot of expansion joint installed in place.

Item 501(22) Construction Joint Seal will be measured by the linear foot of the joint installed in place.

Excavation and backfill, as defined in special provision 501-1.01 and 501-3.09, will not be measured for payment, but will be considered subsidiary to concrete.

Furnishing, fabricating, and installing structural steel as defined in special provision 501-1.01 will not be measured for payment, but will be considered subsidiary to concrete.

501-5.01 BASIS OF PAYMENT. Add the following to Item 2. Unit Price Basis: Drill and bond dowels will be paid for at the contract price per each dowel as provide in Subsection 501-4.01.

All labor, materials, equipment and incidentals required to install the expansion joints will be subsidiary to Item 501(20) Expansion Joint Seal.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

501(1L)	Class A Concrete, Leveling Pad	Lump Sum

501(8)	Cast-in-Place Concrete Wall	Linear Foot

501(20)	Expansion Joint Seal	Linear Foot

501(21)	Drill and Bond Dowels	Linear Foot

501(22)	Construction Joint Seal	Linear Foot

SECTION 502

PRESTRESSED CONCRETE STRUCTURES

Special Provisions

502-1.01 DESCRIPTION. Add the following to the second paragraph: The precast concrete structural member supplier shall be responsible for furnishing all structural steel items attached to girders.  All bolted attachments shall be fitted up to the girders and the fit of all welded attachments verified in the sop prior to shipping.

Prior to delivering any crane to the project site, the Contractor shall submit to the Engineer the specific crane configuration and set-up locations for review and approval.  The Contractor’s submittal shall include engineering computation signed by an Engineer who is registered as a Civil Engineer in the State of Alaska.  These computation shall indicate stresses in bridge members due to all imposed loads.  The design stresses shall not exceed those allowed by the AASHTO Standard Specifications for Highway Bridges 16th edition with current revisions.  A minimum of two weeks will be required for review after receipt of the completed submittal.  Any proposed change in equipment or set-up location will require a new submittal, review and approval.

Add the following to the fourth paragraph: Girder designs shall use a 6 inch minimum deck thickness and deck reinforcing of the size and spacing shown on the plans.

Standard Modifications

502-1.01 DESCRIPTION. Add the following to the fourth paragraph: alternative designs shall be based on the assumed prestressing losses outlined in Subsection 502-1.02, Prestressing Methods.

502-1.02 PRESTRESSING METHODS. Revise the assumed stress losses in the fourth paragraph to read:

Pretensioning:

Stress relieved strand		45,000 psi

Low relaxation strand	40,000 psi

Post-tensioning, excluding friction losses:

Stress relieved strand		35,000 psi

Low relaxation strand	32,000 psi

Bar				25,000 psi

The above losses are based on a jacking stress in the strands of no more than 0.70 GUTS (guaranteed ultimate tensile strength).

Special Provisions

502-2.01 MATERIALS. Add the following: grout for keyways between adjacent concrete members shall be high-strength, non-shrink, non-corrosive, non-metallic, cement-based grout conforming to ASTM C1107, Grade C.  The grout shall develop a 28-day compressive strength (fc) of at least 9000 psi, minimum, when tested in conformance with ASTM C10-.  The grout shall meet the requirement of Alaska Test Method T-30.

Standard Modification

502-3.01 CONSTRUCTION REQUIREMENTS.

6.	Pretensioning. In the last paragraph, change "0.80 GUTS" to read "0.75 GUTS".

Special Provisions

502-3.04 PLACING. Delete the paragraphs three and four and substitute the following: When the plans provide for keyways between adjacent concrete members to be filled with grout, the grout shall be placed according to the manufacturer’s written instructions.  Unless recommended otherwise by the manufacturer, the grout shall be mixed to a “plastic” consistency for placement in the keyways.  The grout in the keyways shall be protected from freezing until it reaches a compressive strength (fc) of 5000 psi.  No load shall be placed on the grout for at least 96 hours or until it reaches a compressive strength (fc) of 5000 psi.

Add the following to the sixth paragraph: The grout shall be packed and rodded into the keyways to form a dense, impermeable filling.  The dry consistency of the grout tends to result in a porous filling, so additional compaction effort will be needed to achieve the required density.  The grout surface shall be smooth and neat in appearance.  The grout surface shall meet the girder edges throughout their lengths, and shall match the elevation of the surface of the girders with a tolerance of +1/8 inches.  Patching and grinding may be required.

Standard Modifications

502-4.01 METHOD OF MEASUREMENT.

1.	Structural Members. In the second sentence, change "reinforcing and prestressing steel," to read "reinforcing steel (uncoated and/or epoxy coated), prestressing steel,".

Special Provisions

502-4.01 METHOD OF MEASUREMENT. Add the following to numbered paragraph 2: All work required to install girders including but not limited to temporary work pads, structures, piling, labor, equipment, material, coordination with utilities and agencies, permit acquisition or modification, and any other work required to complete the structure whether defined in the specifications or described in the Contractor’s approved erection plan, shall be considered subsidiary to Items 502(1A) and 502(1B).

Standard Modification

502-5.01 BASIS OF PAYMENT. Delete the next to the last paragraph.  (5/12/89)M16

Special Provision

502-5.01 BASIS OF PAYMENT. Add the following: No adjustment in the contract price for prestressed concrete girders will be made when epoxy coated prestressing strands are fabricated integrally with the units.

SECTION 503

REINFORCING STEEL

Special Provisions

503-1.01 DESCRIPTION. Add the following: This work will include the epoxy coating of appropriate reinforcing steel bars.  All reinforcing steel in precast concrete girders, concrete portions of bridge railing and other locations as noted on the plans, shall be epoxy coated.

503-2.01 MATERIALS.  Add the following; All welded headed reinforcing steel shall conform to ASTM A970.

Standard Modifications

503-3.05  SPLICING.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)M17

Special Provisions

503-4.01 METHOD OF MEASUREMENT. Add the following: The quantity of welded headed reinforcing steel, as shown on the plans, will be the actual number of welded headed reinforcing steel bars installed in place, completed and accepted.

Each welded headed reinforcing steel bar, as defined herein, includes all labor, materials, tools, equipment, and incidentals, and doing all work involved in furnishing heads and bars, friction welding heads to reinforcing bars, and installing completed welded headed bars as shown on the plans, as specified and as directed by the Engineer.

503-5.01 BASIS OF PAYMENT. Add the following: Reinforcing steel embedded in the bridge deck and used for anchoring railings will not be paid for separately, but will be subsidiary to and included in the price paid for items under Section 502.

Reinforcing steel contained in the bridge railings, which is not embedded in the bridge deck will not be paid for under this Section but will be subsidiary to Item 507(1) Metal Bridge Railing.

Add the following: Welded headed reinforcing steel will be paid for at the contract price per each unit determined as provide in Subsection 504-4.01.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

503(6)	Welded Headed Reinforcing Steel	Each

SECTION 504

STEEL STRUCTURES

Special Provisions

504-3.01 FABRICATION. Delete numbered item 8 and substitute the following:  Welding shall conform to the most recent edition of the AASHTO/ASW Bridge Welding Code D1.5 except that welding of steel tubes, tailing, grates, grate frames, deck expansion joints, and existing structures shall conform to the most recent edition of ASW D1.1.

Charpy V-notch impact test requirements shall be as shown on the plans but in not event shall the Charpy values for filler metals be less than that of the base metals to be joined when tested at the same temperature as the base metal.

Minimum preheat and interpass temperatures for field welds shall be 220 degrees Fahrenheit.

504-3.02 ERECTION. Add the following numbered paragraph 8. Setting shoes and Bearings: Epoxy adhesive, conforming to AASHTO M-235, shall be applied to the bottom surfaces of the elastomeric bearing pads prior to placement.  The pads shall be secured and restrained from movement until the epoxy has cured and full adhesion is achieved between each pad and its bearing surface.

SECTION 505

PILING

Special Provisions

505-2.01 MATERIALS. Add the following: All welding shall be performed in accordance with Subsection 505-3.15, Welding.  The steel pipe piles on this project shall not be fabricated with spiral welds.

505-3.03 PILE BEARING VALUES. Delete this subsection in its entirety and substitute the following: All piles shall be driven to the required ultimate bearing capacity. The required ultimate bearing capacity is the design pile load as indicated on the bridge plans multiplied by a factor of safety of 2.5 at Bridge Number 615 and 2.00 at Bridge Number 616.  The pipe driving criteria shall be determined by the Engineer using a wave equation analysis.

505-3.07 EXTENSIONS, SPLICES AND BUILDUPS. Delete the first sentence of item 1. and substitute the following: If the length of a steel pile is not sufficient to obtain adequate penetration, an additional length shall be spliced to it. The length of the spliced section shall be such that no splice shall be closer than 10 feet to the cutoff elevation of the pile after driving.

505-3.09 DRIVING PILES. In the first paragraph, fifth sentence, change "½ inch" to "1-inch".

Delete the tenth paragraph, (second paragraph on page 250), and substitute the following: All pile driving equipment used by the Contractor shall be subject to approval by the Engineer.  All pile driving systems shall be equipped with an appropriate thickness of hammer cushion to prevent damage to the hammer or pile and to insure uniform driving performance.  Hammer cushions shall be made of durable, manufacturers’s materials, and provided in accordance with the hammer manufacturer’s guidelines except that wood, wire, rope, and asbestos hammer cushions shall not be used.  The hammer cushion shall be inspected in the presence of the Engineer prior to beginning pile driving and after each 50 hours of pile driving on this project.  Any reduction of hammer cushion thickness exceeding 25% of the original thickness shall be replaced by the Contractor before driving is permitted to continue.

The pile driving equipment shall be sized such that the piles can be driven to the required ultimate bearing capacity without damage.  Approval of the pile driving equipment will be based on the wave equation and the Engineer’s recommendations.

All piles shall be driven at least to the desirable tip elevation as shown in the bridge plans or to a tip elevation base on the wave equation and the Engineer’s recommendations.  Piles not achieving the required ultimate bearing capacity within the limits of the tip elevations shown on the bridge plans shall be driven to a tip elevation established by the Engineer.

Thirty calendar days prior to driving the first pile, the Contractor shall submit pile driving equipment information on the "Pile Driving Equipment Data Form" provided by the Engineer. Approval of the pile driving equipment will be based on the wave equation analysis.

The Contractor shall use the approved driving system to install the piles.  No variations in the driving system will be permitted without the Engineer’s written approval.  Any change in the driving system will only be considered after the Contractor has submitted a revised “Pile Driving Equipment Data Form” for a revised wave equation analysis by the Engineer, and the analysis indicates an acceptable result.  The Contractor will be notified of the acceptance or rejection of the revised driving system within seven calendar days of the Engineer’s receipt of the requested change.  The time required for submission, review, and approval of a revised driving system shall not constitute the basis for a contract time extension.

For the pile driving system to be acceptable, the compressive stresses as indicated by the wave equation analysis shall not exceed 90% of the pile yield stress.

Add the following to the eleventh paragraph (third paragraph on page 250): There is a possibility of encountering cobbles and/or boulders during pile driving at this site.  The Contractor is advised to have adequate size and type of equipment such as an excavator, drilling equipment, boulder extractor, and/or boulder rooter to assist in advancing the piles down through the cobbles and or boulders to the required pile tip elevations without damage to the piles.

505-3.14 PAINTING STEEL PILES AND STEEL PILE SHELLS. Add the following; The outside surface of the piling, above ground shall be painted in accordance with Subsection 504-3.03 Painting.

505-3.15 WELDING. Add the following subsection:

All welding and inspection shall conform to the requirements of the latest edition of the American Welding Society (AWS) Structural Welding Code, D1.1.

1.	Qualification of Process, Procedures and Joint Details. For each joint to be used in construction, the joint details, electrode classification or grade, electrode diameter, voltage, amperage, order and relative position of passes, number and thickness of layers and other pertinent information shall be clearly presented in the welding procedure(s) submitted by the Contractor for the approval of the Engineer.

2.	Welders, Certification and Testing. All welders and welding operators shall be certified in conformance with the AWS Structural Welding Code, D1.1.  Welders or welding operators lacking current AWS Structural Welding Code D1.1 certification will not be permitted to perform welding on this project.

3.	Inspection of Shop Work and Records. Welds, including joint preparation, fit-up and alignment, will be completely (100 percent of the weld) inspected visually and radiographed in conformance with AWS Structural Welding Code, D1.1. Ten percent of the length, as determined by the Engineer, of each weld will be radiographic tested.  If a rejectable defect is found, then 100 percent of the length of the weld in that piece will be radiographically tested.

The Engineer will examine and approve satisfactory welds, disapprove or reject unsatisfactory welds, approve satisfactory methods proposed by the Contractor for repairing disapproved welds, and inspect the preparation and rewelding of disapproved welds. Copies of all the welding fabrication documentation, including the weld testing results, will be forwarded to the Engineer.

4.	Obligation of Contractor. It shall be the Contractor's responsibility to comply with all requests of the Engineer to correct improper workmanship and to remove and replace, or correct as instructed, all welds found defective or deficient by visual inspection or by nondestructive testing.

5.	Visual Inspection. All welds shall be completely visually inspected. A weld shall be acceptable by visual inspection if it shows that:

a.	the weld has no cracks,

b.	thorough fusion exists between adjacent layers of weld metal and between weld metal and base metal,

c.	all craters are filled to the full cross section, and,

d.	the completed weld conforms to all of the provisions of the AWS Structural Welding Code, D1.1.

6.	Nondestructive Testing. The method of nondestructive testing will be radiographic testing in conformance with AWS Structural Welding Code, D1.1. Field welds are not subject to nondestructive testing.

7.	Destructive Testing. The location, method and extent of mandatory destructive testing to be performed (if any) will be indicated on the contract drawings. All other welds will normally be inspected by visual methods and nondestructive testing; however, the Engineer may require destructive testing of any weld that in his opinion does not meet the criteria for radiographic acceptance.

The cost associated with destructive testing of questionable welds will be borne by the Department for welds meeting radiographic acceptance criteria and by the Contractor for welds not meeting radiographic acceptance criteria.  The cost of destructive testing of welds designated for destructive testing on the contract drawings will be borne by the Contractor.

The Contractor is responsible for removing any weld specimen for destructive testing and repairing the weld afterwards.

8.	Preparation of the Weld. The edges of the parts to be joined by welding shall be prepared by accurately cutting, grinding or machining to shape as indicated on the contract drawings and will be visually inspected prior to welding by the Engineer.

9.	Backing. Backing rings or strips shall be utilized on all field butt welded joints welded from one side unless otherwise shown on the contract drawings or approved by the Engineer.

10.	Cleaning. Each completed bead shall be thoroughly cleaned of all slag, or other foreign matter, before proceeding with the next bead. Hand clipping, power driven wire brushed, needle scalers, or grinders shall be used.

Full compensation for welding, weld inspection, weld testing, including all necessary tools, equipment, scaffolding and other support facilities required to perform welding, welding inspection, including the cost of radiographic testing will be subsidiary to the price bid for the piling items of the contract and no separate payment will be made.

(1/31/96)R146

505-4.01 METHOD OF MEASUREMENT.  Delete the following form the sixth line of the second paragraph under Item 2. Piles, Driven.:”...reinforcing steel, concrete fill...”

505-5.01 BASIS OF PAYMENT. Add the following: The reinforcing steel to be used in the piling shall be measured and paid as Item 503(1) Reinforcing steel.  Concrete fill used in the piling shall be measured and paid as Item 501(1) Class A Concrete.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

505(5A)	Structural Steel Piles 	Linear Foot

(HP 14 X 117), Furnished

505(5B)	Structural Steel Piles	Linear Foot

(24" X 1" pipe), Furnished

505(6A)	Structural Steel Piles	Each

(HP 14 X 117), Driven

505(6B)	Structural Steel Piles	Each

(24" pipe), Driven

SECTION 507

BRIDGE RAILING

Special Provisions

507-1.01 DESCRIPTION. Delete the last sentence and substitute the following:  This work shall also include furnishing fasteners for, and installing Contractor furnished bridge number plates as shown on the plans.

Add the following: This item also includes removing and disposing of guardrail.  Railing located on roads, and all work necessary to repair or replace any existing rail posts, and to attach new bicycle rail posts and railing to the existing rail posts on Bridges No. 612 and 613.

507-2.01 MATERIALS. Add the following:

4.	Aluminum. Aluminum pipe hand railing used as pedestrian railing shall conform to the following requirements:

a.	Aluminum pipe shall be 6061-T6 Structural Pipe, Schedule 40.

b.	Connections shall be made by electric arc welding.

507-3.01 CONSTRUCTION REQUIREMENTS.  Add the following:

6.	Aluminum.  Erection of aluminum railing shall conform to the applicable requirements of Section 504.

507-5.01 BASIS OF PAYMENT. Add the following: Furnishing and installing thrie beam transition brackets as shown on the plans will not be paid for directly, but will be subsidiary to item 507(1) Metal Bridge Railing.  Removal of the railing at the Canyon Creek Bridge (No. 612) and Dry Gulch Bridge (No. 613) will be subsidiary to Item 505(1) 507(1) Metal Bridge Railing.  Railing and repairing or replacing existing rail posts will not be paid for separately but will be considered subsidiary to item 507(5) Bolt on Bridge Railing.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

507(7)	Bolt-On Bridge Railing	Linear Foot

Delete this Section in its entirety and substitute the following:

SECTION 508

MEMBRANE WATERPROOFING

Special Provisions

508-1.01 DESCRIPTION. This work consists of furnishing and installing preformed waterproofing membrane on concrete bridge decks as specified.

508-2.01 MATERIALS.

1.	Membrane Material. Membranes for bridge deck waterproofing shall be a manufactured type membrane as specified herein. The material shall consist of a cold-applied, self-adhering membrane incorporating a non-woven geotextile embedded between 2 layers of SBS modified asphalt, a primer, and a mastic. The membrane shall have a top layer of non-structural non-woven geotextile for protection against construction traffic. The sheet membrane shall have the following properties:

| Property | Test Method | Specific Value |
| --- | --- | --- |
| Tensile Strength (psi) | ASTM D 412 Modified Method A | 50 min. |
| Elongation (percent) | ASTM D 412 Modified Method A | 60 min. |
| Thickness (mils) | ASTM D 1777 | 60 min. |
| Puncture Resistance (lbs) | ASTM E 154 | 200 min. |
| Permeance (perms) (grains/hr·ft²·inch Hg) | ASTM E 96B | 0.05 max. |
| Pliability | ASTM D 146 | No cracks bent 180 around ¼" mandrel at -25F |
| Asphalt Concrete Mat Surface Compaction Temperature (F) | None | 250 |

2.	Overlay Material. Material requirements for pavement overlays on waterproof membranes shall conform to those specified in Section 401.

CONSTRUCTION REQUIREMENTS

508-3.01 APPLICATION OF MEMBRANE WATERPROOFING.

1.	General. Membrane shall be installed in a manner to assure the following results:

a.	A complete bond between the membrane and the asphalt prelevel course.

b.	An unbroken waterproof membrane in place between the asphalt prelevel course and the asphalt overlay.

c.	A complete bond between the membrane and the asphalt overlay.

The membranes shall be installed under the supervision of a representative from the membrane manufacturing company and in accordance with the manufacturer's published instructions.

2.	Preparation of Concrete Deck. The concrete deck will be prepared in accordance with subsection 514-2.02 Concrete Preparation.  All repaired concrete surfaces including grout in girder keyways to receive membranes shall have attained a compressive strength of not less than 80 percent of the specified 28 day compressive strength (f'c) prior to application of the membrane. Prior to applying the membrane primer, all dust and loose materials shall be removed from the deck by power sweeping followed by a thorough cleaning with compressed air. Any sharp edges on the deck surface which would puncture the membrane shall be corrected in a satisfactory manner prior to application of the membrane. Grease, oil, paint, etc., shall be removed with solvents, detergents or sand blasting on decks that are to receive manufactured membranes.

Additional power sweeping, vacuuming, compressed air cleaning, or hand brooming shall be performed immediately before applying the primer if deemed necessary by the Engineer or Manufacturer's representative.

3.	Weather and Moisture Limitations. Work shall not be done during wet weather conditions, nor when the deck and ambient air temperatures are below 40 F.

4.	Overlaying and Protection of Membrane. The asphalt overlay shall not be placed until the bond between the asphalt prelevel course and the membrane has fully developed. Vehicles, except the spreader and trucks used for hauling the asphalt overlay mix, shall not be operated on the membrane.

Paving machines used over the membrane shall be rubber tired or rubber tracked. Steel-wheeled rollers only shall be used to compact the asphalt paving on the bridge decks.

The asphalt shall be placed, spread, and rolled in such a manner that the membrane will not be damaged. The Contractor shall adhere to the manufacturer's published instructions for preparation, laydown, compaction, minimum and maximum temperature limitations for asphalt overlay material. The use of vibratory rollers, with vibrator on, will not be permitted.

508-4.01 METHOD OF MEASUREMENT. Membrane will not be measured for payment.

All materials for the asphalt overlay will be included in the measurements of quantities for the appropriate paving items.

No adjustments will be made in the quantities or prices of materials for asphalt overlay because of any variations resulting from utilizing waterproof membranes of greater or lesser thickness.

508-5.01 BASIS OF PAYMENT. Membrane Waterproofing will be paid for at the contract lump sum price. Payment shall also include all costs of furnishing and installing primers.

Where Pay Item 508(1) does not appear on the bid schedule, membrane will be considered subsidiary.

Payment for the asphalt overlay will be made under the appropriate paving items.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

508(1)	Membrane Waterproofing	Lump Sum

(7/10/96)R172

Add the following;

SECTION 510

PREPARATION OF CONCRETE SURFACES

Special Provisions

510-1.01 DESCRIPTION.  All cast-in-place concrete wall shall receive graffiti protection.

510-2.01 MATERIALS.  Graffiti protection shall be a two step system designed specifically for this use consisting of a single component clear acrylic base coat over which a clear urethane finish coat are applied. This material is not a sealer or vapor barrier.  No appreciable discoloration will be allowed.  The Contractor should be aware that these materials require special precautions, and shall be applied by trained personnel.

510-3.02 GRAFFITI PROTECTION. All concrete surfaces shall have set a t least 28 days before any coatings are used.  The base coat shall be applied with a roller or sprayer in accordance with the manufacturers recommendations.  After 72 hours, two coats of the finish coat shall be applied.  Appropriate masking may be required.

510-4.01 METHOD OF MEASUREMENT. Graffiti protection shall be measured by the square foot of surface area designated by the Engineer.

510-5.01 BASIS OF PAYMENT. Payment for concrete wall treatments will be full compensation for all labor, equipment and materials, required to complete the walls in accordance with the plans and specifications.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

510(2)	Graffiti Protection	Square Foot

Add the following Section:

SECTION 514

PREPARATION OF CONCRETE BRIDGE DECK

Special Provisions

514-1.01 DESCRIPTION.  This work consists of removing timber bumpers and cleaning the entire surface of the bridge of all loose or unsound concrete and asphalt in preparation for placing new deck seals, an asphalt prelevel course, a new waterproof membrane, and new asphalt overlay on the existing Canyon Creek Bridge No. 612 and Dry Gulch Creek Bridge No. 613.

CONSTRUCTION REQUIREMENTS

514-2.01 GENERAL.  All work shall be performed in accordance with the applicable requirements of Section 202.

The Contractor shall take all steps necessary to prevent cutting or otherwise damaging any reinforcing steel.

Any reinforcing steel damaged by the Contractor where the concrete cover is more than 3/4 inch, shall be replaced at the Contractor’s expense with no allowance for contract extension.

If the Contractor’s equipment or operations damages existing reinforcing steel where the concrete cover is 3/4 inch or less, the replacement work will be paid for in accordance with Section 109-1.05, Compensation for Extra Work.

Replacement shall consist of removal of sufficient concrete to allow for splicing of a new piece of reinforcing steel.  The spliced reinforcing steel shall extend 2 feet 6 inches beyond each end of the damage or deterioration.  Patching concrete shall conform to AASHTO M 235, Type I, Grade 2, Class B.

Remove the existing 4"x8" timber bumpers attached to the abutment backwalls at each end of each bridge.  The voids thus created shall be filled with asphalt concrete, which will be paid for under Item 401(9B).

514-2.02 CONCRETE PREPARATION.  The entire roadway surface of the deck shall be thoroughly cleaned to remove all loose or unsound concrete or asphalt. Scraping, planing,  high pressure water blasting, sand blasting, shot blasting, or other suitable equipment approved by the Engineer may be used.  Areas that are inaccessible or ineffectively cleaned by blasting methods shall be prepared with a nominal 15 pound chipping hammer to remove all unsound or loose material.

Water blasting equipment shall consist of a high pressure pumping system capable of producing pressure at the nozzle of 5000 psi, with one or more nozzles capable of being directed at the deck surface.

The Contractor shall take measures to ensure that wastewater and debris does not fall from the deck onto the areas below, into exiting stream channels, or into existing deck drains.  Wastewater shall be channeled off the low end of the bridge and routed to an area where it can be treated by filtering through straw bales, steeling basins, silt fences, or other methods approved by the Engineer.  Debris shall be disposed of as directed by the Engineer.

After removal of all loose unsound material is completed, the lane or strip being overlaid shall be thoroughly cleaned of all dust, free standing water, and loose particles.  Final cleaning may be accomplished by using power sweeping, hand sweeping, high pressure power washing, compressed air blasting, vacuum machines, or a combination of these methods.

514-4.01 METHOD OF MEASUREMENT.  Preparation of concrete bridge deck for new deck seals, waterproofing membrane, and asphalt overlay will be measured by the square yard of prepared surface area.

514-5.01 BASIS OF PAYMENT. The contract unit price per square yard for preparation of concrete deck shall be full compensation for all labor, materials, equipment, and incidentals required to complete the work described in this section.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

514(2)	Preparation of Concrete Bridge Deck	Square Yard

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-1.01 DESCRIPTION. Add the following: This work shall also consist of installing culvert marker posts.(10/15/94)R42 If a pipe is to be extended existing culvert end sections and riprap will be removed and reinstalled at the end of the extended pipe.

603-2.01 MATERIALS. Add the following to the list of materials:

Corrugated Polyethylene Pipe           706-2.07

In the second paragraph, add "Corrugated Polyethylene Pipe (24 inch maximum diameter for storm drain systems)" to the list of options allowed under Item 603(17).

Add the following to the last paragraph: Heights of cover for corrugated polyethylene pipe shall be the same as for aluminum culvert pipe.(5/7/91)S55

Add the following: Culvert marker posts shall meet the requirements of subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts. The color shall be blue with no other markings. The 2-½ inch by 72 inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9 inches.(10/15/94)R42

603-3.04 JOINING PIPE. Add the following paragraph: Polyethylene pipe couplings shall be corrugated to match the pipe corrugations and their width shall not be less than one half the nominal pipe diameter.  (5/7/91)S55

The Contractor shall provide for surface drainage until completion of  the permanent drainage installations.

603-3.06 CULVERT MARKER POSTS. Add the following subsection: Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer. Forty-two inches of post shall remain above the ground after driving.

603-4.01 METHOD OF MEASUREMENT. Add the following: Culvert marker posts will not be measured for payment.

603-5.01 BASIS OF PAYMENT. Add the following: Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items. (10/15/94)R42 Removal and reinstallation of existing end sections and riprap , as well as, trimming and cleaning of existing culverts will not be paid for directly, but will be subsidiary to 603 items.

SECTION 605

UNDERDRAINS

Special Provisions

605-1.01  DESCRIPTION.  Add the following:  This work shall also include furnishing and installing fin drains, fin drain cleanouts, non-perforated pipe to daylight fin drains and flexible marker posts.

605-2.01  MATERIALS.  Add the following:  Fin drain shall consist of the following components

1.	Perforated corrugated polyethylene pipe meeting the requirements of AASHTO M-252.

2.	Geocomposite drain vertical member manufactured from synthetic, nonbiodegradable material meeting the requirements of subsection 729-2.06 Geocomposite Drain.

3.	Drainage geotextile meeting the requirements of subsection 729-2.02 Subsurface Drainage and Riprap Liner.

4.	Backfill meeting the requirements of Selected Material, Type A subsection 703-2.10.

The fin drain pipe and geocomposite drain shall be equal in length.  Fin drain pipe that is slotted longitudinally to allow for the connection with the geocomposite drain shall not be used.

Cleanout pipe and pipe to daylight the fin drain shall be nonperforated corrugated polyethylene pipe meeting the specifications of AASHTO M-252.

Cleanout marker posts shall meet the requirements of subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts.  The color shall be blue with no other markings.  The 3-¾ inch by 72 inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9 inches.  Forty-two inches of post shall remain above the ground after driving.

605-3.04  FIN DRAIN INSTALLATION.  Add the following subsection:  Fin drain pipe shall be installed as specified in subsection 605-3.01 Pipe Installation.

The geocomposite drain shall be installed in accordance with the manufacturer's recommendations.

The geocomposite drain and the perforated pipe shall be totally enclosed in drainage geotextile.   The drainage geotextile shall be attached and overlapped as recommended by the geocomposite drain manufacturer.

The 12-inch Fin Drain shall be completed prior to December 15, 1998. Liquidated damages shall be assessed if the work for this item is not completed by this date in accordance with the Special Provisions of subsection 108-1.07 Failure to Complete on Time.

605-4.01  METHOD OF MEASUREMENT.  Add the following:  Fin drains will be measured by the linear foot of pipe.

Cleanout pipe and flexible marker posts will not be measured for payment.

605-5.01  BASIS OF PAYMENT.  Add the following:  No separate payment will be made for excavation, backfill, geocomposite drain, drainage geotextile, cleanout pipe, non-perforated corrugated polyethylene pipe, or flexible marker posts, these items will be subsidiary to the fin drain pay item.  Porous backfill material used in the construction of the fin drain will be subsidiary to item 605(7-12) 12-inch Fin Drain.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

605(7-_)	12-inch Fin Drain	Linear Foot

(4/12/95)R44

SECTION 606

GUARDRAIL

Special Provisions

606-1.01 DESCRIPTION. Add the following: This work shall also consist of installing slotted rail terminals at the locations shown on the plans.

606-2.01 MATERIALS. Add the following: Slotted Rail Terminals shall be SRT-350's manufactured by Syro, Inc., Western Division, P.O. Box 99, Centerville, Utah 84014. Telephone 801-292-4461.

Flexible markers shall have yellow reflective sheeting and be one of the following types or equivalent:

1.	"Guardrail Delineator Post" manufactured by Carsonite International, 2900 Lockheed Way, Carson City, Nevada 89701.

2.	"Guardrail Delineator" manufactured by Safe-Hit Corporation, 1930 West Winton Avenue, Building 11, Hayward, California 94545.

3.	"Flex-o-Guide", Model EY426 manufactured by Flexible Safety Zoning Company, 4152 Warren Avenue, Hillside, Illinois 60162.

606-3.01 POSTS. Add the following: Posts for slotted rail terminals shall be installed per the manufacturer's recommendations. All guardrail posts, wood or steel, shall be seven (7) feet in length.

606-3.02 RAIL ELEMENTS. Add the following: Guardrail elements shall be factory bent for all radii less than 75 feet. Rail elements for slotted rail terminals shall be installed per the manufacturer's recommendations.

606-3.03 REMOVAL AND RECONSTRUCTION OF GUARDRAIL. Add the following: Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 7 calendar days after removal.

Guardrail located within 50 feet of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed.

606-3.06 FLEXIBLE MARKERS. Add the following subsection: For each slotted rail terminal, a flexible marker shall be attached to the extreme piece of rail. The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer. The flexible markers shall have a minimum of 21-inches of marker extending above the top of the guardrail. The reflective tape shall face the nearest oncoming traffic.

606-3.07 EMBANKMENT WIDENING. Add the following subsection: Embankment widening for guardrail end treatments shall be constructed of selected material, Type A in accordance with Section 203.

606-3.08 LENGTH OF NEED VERIFICATION. Add the following subsection: After shaping the slopes and staking all proposed guardrail locations, the Contractor shall notify the Engineer to field verify the beginning and ends. The staked location of the guardrail will be approved by the Engineer prior to installation. The Engineer may determine that additional guardrail is necessary, and the Contractor shall comply without delay.

606-4.01 METHOD OF MEASUREMENT. Delete the third paragraph and replace with the following: Item 606(27), Slotted Rail Terminal, will be measured per each completed installation which shall include all labor, equipment and materials. Materials for the slotted rail terminals include the anchor cable assembly, terminal posts, terminal end, rail elements, posts and blocking, flexible marker, and all associated hardware necessary to install the terminal. These items will not be measured for payment. The end of the slotted rail terminal and the beginning of W-beam guardrail will be as shown on the manufacturer's drawings.

606-5.01 BASIS OF PAYMENT. Add the following: Selected material, Type A will be measured and paid in accordance with Section 203.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

606(27)	Slotted Rail Terminal	Each

(07/24/96)R45a

SECTION 608

SIDEWALKS

Special Provisions

608-2.01 MATERIALS. Replace the second paragraph with the following: Concrete for sidewalks shall conform to the requirements of Section 501, 6-Sack Concrete.

Add the following: Welded steel wire fabric shall be 1 gage with 6 inch by 6 inch spacing.

Seeding aggregate for concrete shall conform to the requirement of subsection 703-2.12.

Treated lumber shall be pressure treated with water borne salts preservative Chromate Copper Arsenate Type C (CCA-C).  Preservative to conform to American Wood Preservers Association (AWPA) preservative standard P-5.  Treatment to conform to AWPA standard C-2 with a minimum retention of 0.40 pounds per cubic foot.  Treated lumber shall b nonincised as specified.

Add the following Subsection:

608-3.03 EXPOSED AGGREGATE SIDEWALKS.   Construct similar to concrete sidewalks except as modified by this subsection.

Welded wire fabric shall be cut to fit inside forms with 2 inches of clearance to the forms all around.  Where required, material shall be lapped 6 inches and tied at 1 foot intervals with tie wire. During the pour, wire fabric will be pulled off the ground into the concrete approximately one inch.

Permanent form boards shall be treated lumber.  Joint forms with framing anchors or by toe nailing.  Joints shall be of sufficient strength to resist the pressure of the  concrete without movement.

The surface shall be finished with exposed aggregate by the seeding method.  The work must be performed by a concrete worker experienced with finishing concrete with exposed aggregate.  Work experience shall be submitted for approval by the Engineer.

Concrete shall have a slump between 2 and 4 inches.  The coarse aggregate for the concrete mix shall have a maximum size of 3/4 inch to assist in embedment of the seeding aggregate.  Depth of exposure shall not exceed 1/3 of the average diameter of the aggregate and not more than ½ the diameter of the smallest aggregate.

Strike off the concrete slab with the level of the surface 1/8 inc to 7/16 inch lower than the top of the forms to accommodate the seeding aggregate.  Level and smooth the surface with a wood darby.

Spread seed aggregate uniformly by shovel and hand until the entire surface is completely covered with one layer of seed aggregate.  Embed the aggregate initially by tapping with a wood darby.  An hand float or straight edge may be used.  Further embed aggregate with a bull float.  Use a hand float to obtain final embedment.  The appearance of the surface is similar to that of a normal slab after floating.

The surface shall be brushed lightly with a stiff nylon bristle broom to remove excess mortar as soon as the mortar can be removed without over exposing or dislodging the aggregate.  Fine spray the surface with water while brushing.  begin lightly and become more vigorous as the slab sets.  Continue washing and brushing until flush water runs clear and no noticeable cement film is left on the aggregate.  The removal of the excess mortar should be delayed until the slab will bear the weight of a man on kneeboards.

The finish on the concrete pad shall be clean, free from mortar, uniform, and bright in appearance as approved by the Engineer.  If further cleaning is ordered a 5-10% solution of muriatic acid shall be applied.  The acid wash shall not be applied for at least 20 days after and within 1 year of installation.  After the completion of the concrete slab and acid wash, if required, the concrete pad shall be sealed with a clear coating consisting of methylmethacrylate form of acrylic resin.

608-4.01 METHOD OF MEASUREMENT. Add the following: Exposed aggregate sidewalk will be measured by the square yard, including the area occupied by permanent interior and exterior form boards.

608-5.01 BASIS OF PAYMENT. Add the following:

Payment will be under:

Pay Item No.	Pay Item	Pay Unit

608(16)	Exposed Aggregate Sidewalk	Square Yard

SECTION 611

RIPRAP

Special Provisions

611-2.01 MATERIALS.  Add the following:  Riprap liner geotextile to be installed under Riprap, Class I and Class II, shall meet the requirements of Section 631.

611-5.01 BASIS OF PAYMENT.  Add the following:  Furnishing and installing riprap liner geotextile in accordance with Section 631 will not be paid for directly, but will be subsidiary to the Item.  Riprap for rock lined channels and dissipators will not be paid for directly, but will be subsidiary to Item 611(2B), Riprap, Class II.

SECTION 615

STANDARD SIGNS

Special Provisions

615-2.01 MATERIALS. Add the following to the end of the first sentence of the fifth paragraph: "the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual."

Delete paragraphs 7 and 8 (the fourth and fifth paragraphs on page 315) and substitute the following: Sign posts and bases shall be of the types specified.  Structural aspects of design and materials for sign supports shall comply with the AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals.

Concrete for steel-reinforced slip base and breakaway foundations shall conform to Section 501, Structural Concrete, Class A, except that Subsection 501-3.02 Batching is modified as follows:

Under item 3. Aggregates, delete the third paragraph.

Concrete for other sign foundations may be Class W.

Add the following: Wide flange posts shall also be hinged and equipped with the multi-directional breakaway load concentration coupler hinge plates.

615-3.01 CONSTRUCTION REQUIREMENTS. Add the following to the sixth paragraph: When existing signs are to be salvaged, the remaining foundation shall be removed, abandoned in place, or if located within the structural section shall be disposed of in a manner as approved by the Engineer. If they are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than one foot below subgrade or unimproved ground, whichever applies. All signs and posts at a single installation shall be considered as one unit.

615-3.02 SIGN PLACEMENT AND INSTALLATION. Add the following:  Existing signs shall not be removed without authorization from the Engineer. They shall be kept in service until either the new signs have been installed, or they are no longer needed. As the work progresses, if their locations do not conform to Standard Drawing S-05, they shall be reinstalled at locations approved by the Engineer.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign. Installation dates shall be written in the format of month/day/year, using black permanent marker, with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installation.

615-4.01 METHOD OF MEASUREMENT. Add the following to the second paragraph: Concrete used for sign bases will be considered subsidiary to other work under this section and will not be measured for payment.

615-5.01 BASIS OF PAYMENT. Add the following: Payment for keeping existing signs in service until they are not longer needed, or temporarily relocating existing signs, will not be paid for directly, but will be subsidiary to Item 615(2), Remove and Relocate Existing Signs.

(4/1/97)R50

SECTION 616

CULVERT THAW PIPE AND THAW WIRES

Special Provisions

616-3.01 THAW PIPE CONSTRUCTION REQUIREMENTS. Add the following: Double thaw pipe shall be installed as shown on Standard Drawing D-10.

616-5.01 BASIS OF PAYMENT. Add the following: No separate payment will be made for furnishing and installing pipe hangers, they will be subsidiary to Item 616(5), Double Thaw Pipe.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

616(5)	Double Thaw Pipe	Linear Foot

SECTION 618

SEEDING

Special Provisions

618-1.01 DESCRIPTION. Delete this subsection and substitute the following: All new or disturbed slopes and any other areas directed by the Engineer shall be overlaid with topsoil and seeded. This work shall consist of tracking the soil, followed by the application of seed, mulch, fertilizer and water. It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01 MATERIALS. Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

618-3.01 SOIL PREPARATION. Add the following: Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board. The resultant indentations shall be perpendicular to the fall of the slope. This should be completed as soon as topsoil is placed on the slopes. The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted. Where the fill is adjacent to wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not encroach on the wetlands.

618-3.03 APPLICATION. In the first sentence of subparagraph b., under numbered paragraph 1. Hydraulic Method, delete the following: "and/or limestone, Item 618(4),".

Add the following: Seed, mulch and fertilizer shall be applied as follows per 1,000 square feet. If the hydraulic method for seed and mulch is used, it shall be made in one application. All fertilizer shall be applied by the hydraulic method.

| Item | Ingredients | Application Rate (per MSF) |
| --- | --- | --- |
| Seed Mix | Bering Hairgrass Red Fescue (Arctared) Lupine (Nootka) | 0.60 lbs. 0.35 lbs. 0.05 lbs. Total= 1.00 lbs. |
| Mulch | -- | 35.0 lbs. |
| Fertilizer | 20-20-10 | 12.0 lbs. |

The Contractor shall not remove the required tags from the seed bags.

618-3.04 MAINTENANCE OF SEEDED AREAS. Add the following: A reapplication of fertilizer shall be applied with water between May 1 and September 15 of the year following seeding at a rate of one-half the initial application.

618-4.01 METHOD OF MEASUREMENT. Delete the second paragraph and substitute the following: Seeding by the pound will be the number of pounds of seed (dry measure) accepted in place. The amount of fertilizer, mulch and water for application used in this work, including any required reseeding, will be subsidiary to this item and will not be measured separately for payment.

Delete the last paragraph.

618-5.01 BASIS OF PAYMENT. Add the following: Fertilizer, mulch and water for application, including any required reseeding, will not be paid for directly, but will be subsidiary to seeding.

The work described under subsection 618-3.01 Soil Preparation will not be paid for directly but will be subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to seeding.

(3/5/97)R52

SECTION 620

TOPSOIL

Special Provisions

620-2.01 MATERIALS. Delete this subsection in its entirety and substitute the following: Topsoil shall conform to the requirements of Section 726 for Class B.

620-4.01 METHOD OF MEASUREMENT. Add the following: Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1) Topsoil.

SECTION 621

PLANTING TREES AND SHRUBS

Special Provisions

621-1.01 DESCRIPTION.  Add the following: Plantings will be staked by the Engineer.  This work shall also include furnishing and installing wood chip mulch as detailed on the plans.

621-2.01 PLAN STOCK. Add the following after the last paragraph: Plan height will be measured for the top of the root ball.  Caliper will be measured in accordance with ANSI Z60.1-1990.

TABLE 621-1

PLANT STOCK SPECIFICATIONS

| Tree Species | Root Condition | Size | Quantity/Comments |
| --- | --- | --- | --- |
| White Spruce (Picea Glauca) | Ball & Burlap | 3'-4' High | 25 Field Collected or Field Grown |

| Shrub Species | Root Condition | Size | Quantity/Comments |
| --- | --- | --- | --- |
| Pacific Red Elder (Sambucus Racemosa) | Container | 12"-18' High | 20 Field Collected or Field Grown |
| Prickly Rose (Rosa Acicularis) | Container | 12"-18' High | 100 Field Collected or Field Grown |

Field collected plants are local plants harvested in Alaska.  Field grown plants are plants field grown in Alaska nurseries. Nursery grown plants are plants grown in any nursery.

621-2.01 FERTILIZER. Add the following: Fertilize all trees and shrubs with slow release tablet or stake form fertilizers.  Place tablet form fertilizer (20-10-5) near the root zone at the time of planting in accordance with manufacturer’s recommendations.  Place stake form fertilizer (8-16-16) evenly around plant drip line in accordance with manufacturer’s recommendations.

621-2.05 BACKFILL MIX.  Add the following: Prepare mix for planting b mixing in water retention additive at manufacturer’s recommended application rate.

621-2.08 WOOD CHIP MULCH. Wood chip mulch shall consist of spruce, Douglas fir, pine, or hemlock wood or bark and shall not contain resin, tannin, or other compounds in quantities that are detrimental to plant life.  Approximately 95 percent of the chips by volume shall be 1/4 inch to 1 ½ inches in length.

621-3.03 PLANTING. Replace item 1. Plant Season with the following:

1.		Plant Season.

a.	Locally Grown: Plant between June 1 and September 15.

Replace paragraph b.,c., and d. under item 2. Excavation with the following:

b.	Planting pits for trees and shrubs shall be as shown on the plans.

Delete the second, third, and forth sentences of paragraph 3b.

Add the following to item 5. Placing Plants:

d.	Trees and shrubs shall be planted as shown on the plans.

Replace item 8. Staking and Guying, with the following:

8.		Staking and Guying.  As shown on the plans.

621-3.04 PERIOD OF ESTABLISHMENT. Replace the last sentence with the following: The Period of Establishment for trees and shrubs shall extend to August 1st of the growing season following planting.

Add the following: Trees and shrubs shall receive a reapplication of fertilizer of the same chemical proportions as the initial application in accordance with the manufacturer’s instructions.  The reapplication shall be performed between June 1 and August 1 of the growing season following planting.

621-4.01 METHOD OF MEASUREMENT. Replace with the following; The quantity to be paid for shall be the actual number of trees and shrubs furnished, planted and maintained in accordance with the plans and specifications, and as accepted by the Engineer.

Wood chip mulch will not be measured for payment.

Furnishing and installing wood chip mulch, topsoil backfill, tree wrap, staking and guying will not be paid for separately, but will be subsidiary to Items 621(1) Trees, and 621(2) Shrubs.

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01 METHOD OF MEASUREMENT. Delete Item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid. (5/7/91)S41

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01 DESCRIPTION. This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.

This work shall also include installation of silt fence as shown on the plans or as directed by the Engineer.

641-1.02 DEFINITIONS.

1.	Erosion and Sediment Control Plan (ESCP). The Department's general plan for the permanent and temporary control of erosion and sedimentation during construction of the project as contained in the plans and specifications, and supplemented by the Department’s Erosion Prevention and Sediment Control Plan - Policy and Procedures; Guide to Preparing Erosion Prevention and Sediment Control Plans and Best Management Practices for Construction Erosion and Sediment Control. The ESCP is prepared by the Department and is attached to these specifications in Appendix “Permits.”

2.	Storm Water Pollution Prevention Plan (SWPPP). The detailed site-specific plan prepared by the Contractor for the temporary and permanent control of erosion and sedimentation during construction of the project. The SWPPP is based upon the ESCP, and prepared according to guidance provided in the National Pollutant Discharge Elimination System General Permit for Storm Water Discharges from Construction Sites (NPDES General Permit).

3.	Hazardous Material Control Plan (HMCP). The Contractor's detailed plan for the prevention, containment, cleanup, and disposal of hazardous waste material, including petroleum products generated by construction equipment or activities. Included in the HMCP is a list of quantities and types of equipment and materials available on site to be used for hazardous substance containment and cleanup. The plan also describes how and where construction equipment fueling and maintenance activities will be carried out and controlled.

4.	Notice of Intent (NOI) to utilize the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-9) giving notice to the U.S. Environmental Protection Agency (EPA) that work will be conducted in compliance with the NPDES General Permit. The NPDES General Permit authorizes discharges of storm water from construction activities involving more than 5 acres of land. The Contractor prepares the NOI, and submits it to the Department a minimum of 5 days before the preconstruction conference for approval.

5.	Notice of Termination (NOT) of coverage under the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-7(8-98)) that constitutes notice that the project site has been finally stabilized or when an Operator of a construction activity, as defined in the NPDES General Permit, changes. The Contractor prepares the NOT, and submits it to the Engineer once final stabilization of the project site has been completed.

6.	Final Stabilization is when all soil disturbing activities at the site have been completed and a uniform perennial vegetative cover, with a density of 70 percent of the cover for unpaved areas not covered by permanent structures, has been established, or equivalent permanent stabilization measures (such as the use of riprap, gabions, or geotextiles) have been employed. The Engineer determines when final stabilization has occurred.

7.	Project Summary is a brief description of the activities to be covered under the NPDES General Permit. This shall be on a single sheet and shall describe the areas to be disturbed to the nearest acre, the primary pollutants expected from the activities, and the type of treatment to be provided.

8.	Best Management Practices (BMP) is defined as any program, technology, process, siting criteria, operating method, measure, or device which controls, prevents, removes, or reduces pollution.

641-1.03 SUBMITTALS. The Contractor shall submit the following items for approval a minimum of 5 days prior to the preconstruction conference:

1.	Draft Storm Water Pollution Prevention Plan (SWPPP).

2.	Hazardous Material Control Plan (HMCP).

3.	Notice of Intent (NOI).

4.	Project Summary.

The Engineer will review submittals within 14 calendar days. If required for approval, the Contractor shall modify the submittals within 5 calendar days of receiving comments from the Engineer.

The Contractor’s SWPPP shall be prepared and stamped by a professional engineer currently registered in the State of Alaska. The Department will review the draft SWPPP, and either approve it, or recommend changes. The Contractor shall make the necessary revisions to obtain the Department’s approval of the SWPPP. The approved SWPPP becomes the project SWPPP and shall be signed and certified by the Contractor and the Department in accordance with the NPDES General Permit.

The Contractor shall implement all measures in the SWPPP and ensure that it remains current.

Once the Contractor's SWPPP is approved, the Engineer will submit the Contractor’s NOI along with the Department’s NOI to the EPA via Certified Mail. The Engineer will also submit copies of the NOI, the SWPPP, and the Project Summary to the State of Alaska Department of Environmental Conservation (DEC) Storm Water Coordinator. Earth disturbing work shall not begin until the Contractor receives in writing: 1) Department approval of the Contractor's SWPPP, and 2) notification that 48 hours have passed since the NOIs were postmarked to EPA and DEC.

The following shall be posted at the construction site:

1.	NPDES Permit number if available, or a copy of the NOI.

2.	Name and phone number of Contractor’s local contact person.

3.	Project Summary.

4.	The location of a SWPPP available for viewing by the public.

The Contractor shall amend the SWPPP within 7 days, when requested by the Engineer. All SWPPP amendments shall be prepared and stamped by a professional engineer currently registered in Alaska. The approval process for amendments to the SWPPP is the same as with the Contractor's draft SWPPP.

If a storm event occurs where storm water discharges pose a threat to water quality, the Contractor shall take immediate action to preclude pollution subject to the directive of the Engineer. An amended SWPPP covering the emergency measures that were taken shall be submitted to the Engineer within 7 days of the storm event.

Prior to project closeout and Contractor demobilization, the Contractor and Engineer shall review the project to determine if all areas disturbed by construction meet the requirements for final stabilization. When final stabilization has been accomplished, the Contractor shall submit a signed Notice of Termination (NOT) to the Engineer.

641-1.04 STORM WATER POLLUTION PREVENTION PLAN.

The Contractor shall prepare the SWPPP. The SWPPP shall cover all ground disturbing activities designated by the contract including offsite support activities. Examples of support activities are; concrete or asphalt batch plants, equipment staging yards, overburden and material stockpiles, excavated material disposal areas, borrow areas, etc., which are used solely by the permitted project. In contrast, commercial operations which can not be covered under this permit, are defined as those operations that serve multiple unrelated projects and would continue to operate after project completion.

A detailed description of the required contents of the SWPPP are found in the 1998 NPDES General Permit for construction activities in Alaska. The SWPPP shall follow the format presented in the NPDES General Permit and address all storm water discharge control and management issues identified in the ESCP. The SWPPP shall include the following:

1. Site Description.

a.	A description of the nature of the construction activity.

b.	A description of the intended sequence of major ground disturbing activities such as grubbing, excavation, grading, or utility installation.

c.	Estimates of the total area of the site and the total area of the site that is expected to be disturbed including offsite support areas.

d.	Estimates of the runoff coefficient of the site for pre-construction and post-construction conditions and data describing the soil or quality of any discharge from the site.

e.	A general location map and a site map showing the following:

(1)	drainage patterns

(2)	approximate slopes after grading

(3)	areas of soil disturbance and undisturbed areas

(4)	locations of major structural and nonstructural controls identified in the SWPPP and locations where stabilization is expected to occur

(5)	locations of offsite material, waste, borrow or equipment storage areas

(6)	locations of surface waters, including wetlands, and the locations where storm water discharges to surface waters

f.	Location and description of any discharge associated with industrial activity other than construction, and location of storm water discharges from dedicated asphalt or concrete plants covered by this permit.

g.	Name of the storm water discharge receiving water(s). The aerial extent and description of wetlands or special aquatic sites at or near the project site which will be disturbed or receive storm water discharge.

h.	A copy of the 1998 NPDES General Permit which can be an appendix to the SWPPP.

I.	Information on whether listed threatened or endangered species, or their critical habitat, are found in proximity to the project and off site support areas, and whether such species or habitat may be affected by storm water discharges or related activities.

2. Controls. The SWPPP shall include a description of appropriate control measures (BMP) which will be implemented as part of the construction activity to control pollutants in storm water discharges.

The SWPPP shall clearly describe, for each major soil disturbing activity described in 1b above, the appropriate control measures and the general timing (or sequence) during the construction process that the measures will be implemented, and who (Contractor or subcontractor) will be responsible for implementation.

The description and implementation of controls shall address the following minimum components:

a.	Erosion and Sediment Controls.

(1)	Short and Long Term Goals and Criteria designed to retain sediment on site to the extent practicable, and shall include off site support areas.

(2)	Stabilization Practices and implementation schedule. This shall include a description of interim and permanent stabilization practices such as the preservation of vegetative cover, temporary and permanent vegetation establishment, mulching, geotextiles, etc.

The following records shall be maintained and attached to the SWPPP:

(a)	the dates when major grading activities occur;

(b)	the dates when construction activities cease on a portion of the site, either temporarily or permanently;

(d)	and the dates when stabilization measures are initiated.

(3)	Structural Practices. This shall include a description of structural practices to divert flows from exposed soils, store flows, or otherwise limit runoff and discharges. Examples of structural practices include but are not limited to silt fences, earth dikes, drainage swales, sediment traps, check dams, subsurface drains, and temporary and permanent sediment basins.

b.	Storm Water Management. A description of measures that will be installed during construction to control pollutants in storm water discharges that will occur after construction operations. Examples of storm water management measures include but are not limited to storm water detention structures (wet ponds), storm water retention structures, flow attenuation, on site filtration, and sequential systems.

c.	Other Controls. This section shall address measures to be used to minimize dust and offsite vehicle tracking of sediments; a description of any on site material storage and measures to be used to minimize exposure of the materials to storm water, and measures to be used for spill prevention and response; a description of pollutant sources from areas other than construction and a description of controls. The SWPPP shall also include a description of measures necessary to protect listed endangered or threatened species or critical habitat.

The SWPPP shall be amended whenever there is a change in design, construction, operation, or maintenance, and shall be updated to remain consistent with any changes applicable to protecting surface water resources.

3. Maintenance. All erosion and sediment control measures and other protective measures identified in the SWPPP must be maintained in effective operating condition. If the required inspections described in the following item identify BMP that are not operating effectively, maintenance shall be performed before the next anticipated storm event, or as necessary to maintain the continued effectiveness of storm water controls. If maintenance prior to the next anticipated storm event is impracticable, maintenance must be scheduled and accomplished as soon as practicable.

4. Inspections. Qualified personnel shall inspect the following:

a.	Disturbed areas of the construction site that have not been finally stabilized.

b.	Areas used for storage of materials that are exposed to precipitation.

c.	Structural control measures.

d.	Locations where vehicles enter or exit the site.

Inspections shall occur at least once every 7 calendar days and within 24 hours of the end of a storm event of 0.5 inches or greater of rain. Based on the results of the inspection, the SWPPP shall be modified as necessary to include additional or modified BMP to correct identified problems. Revisions to the SWPPP shall be completed within 7 days following inspections. If modifications to existing BMP are necessary, implementation shall be completed within 7 days.

The Contractor is eligible for a waiver of monthly inspection requirements until one month before thawing conditions are expected to result in a discharge, if all of the following requirements are met:

a.	The project is located in an area where frozen conditions are anticipated to continue for extended periods of time (ie, more than one month).

b.	Land disturbance activities have been suspended.

c.	The beginning and ending dates of the waiver period are documented in the SWPPP.

5. Inspection Reports. The Contractor shall prepare a report with the following information:

a.	A summary of the scope of the inspection.

b.	Name(s) and qualifications of personnel making the inspection.

c.	The date of the inspection.

d.	Major observations relating to the implementation of the SWPPP.

e.	Any actions taken as the result of the inspection.

Inspection reports shall be made and retained as part of the SWPPP for at least three years from the date of final stabilization. The report shall also identify any areas of non-compliance. Where a report does not identify any incidents of non-compliance, the report shall contain a certification that the facility is in compliance with the SWPPP and NPDES General Permit and be signed by the Contractor in accordance with Part VI.G of the NPDES General Permit. All certifications shall be included as an appendix to the SWPPP. Inspection reports shall be submitted to the Engineer within three (3) days of the inspection.

6. Non-Storm Water Discharges. Except for flows from fire fighting activities, sources of non-storm water listed in Part III.A.2 or 3 of the NPDES General Permit that are combined with storm water discharges associated with construction activity, shall be identified in the SWPPP. The SWPPP shall identify and ensure the implementation of appropriate pollution prevention measures for the non-storm water component(s) of the discharge.

641-1.05 HAZARDOUS MATERIAL CONTROL PLAN REQUIREMENTS. The Contractor shall comply with all state and federal regulations which pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances. The Contractor shall prepare the HMCP. The HMCP shall detail the Contractor’s plan for fueling and maintaining equipment and machinery. The locations where fueling and maintenance activities are to take place, and any controls to contain the accidental spillage of petroleum products shall be identified. A list of potentially hazardous materials, including petroleum products to be used and/or stored on site, and their estimated quantities shall be provided in the HMCP. The Contractor’s plan for the disposal of waste petroleum products and/or other hazardous wastes generated by the project shall also be identified in the HMCP. Additionally, the Contractor’s plan for prevention, containment, cleanup and disposal of soil and water contaminated by accidental spills, and the Contractor’s plan for encountering unexpected contaminated soil and water during construction shall be detailed in the HMCP.

641-2.01 MATERIALS. Erosion and pollution control measures shall be accomplished utilizing BMP as specified in the SWPPP and HMCP. Ground disturbing activities shall only be undertaken after the seeding deadline under the following conditions:

1.	The SWPPP describes the work and controls to be taken to control storm water runoff after the seeding deadline.

2.	Personnel, materials, and equipment are on hand to accomplish the control measures identified in the SWPPP.

3.	All disturbed areas will be stabilized against erosion within 7 days of the temporary or permanent cessation of work on the slopes. Stabilization practices may include mulching, geotextile, sod, covering with sheet plastic, or other equivalent measures.

The silt fence filtration material shall meet the requirements of subsection 729-2.04 Sediment Control.

The silt fence support framework shall be finished 2 x 2-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

641-3.01 CONSTRUCTION REQUIREMENTS. The Contractor shall comply with all requirements of the NPDES General Permit for Alaska, and shall implement all temporary and permanent measures identified in the SWPPP and plans. The Department and Contractor shall share responsibility for inspecting, and the Contractor’s representative shall prepare inspection reports per the requirements of the NPDES General Permit. Compliance with the NPDES General Permit does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate. The Department reserves the right to hire another contractor to perform this work if the Contractor is unresponsive or a suitable agreement cannot be reached with the Contractor.

Prior to start of construction, the Contractor, his representative, the professional engineer who stamped the SWPPP, and the Engineer shall have an on site inspection to discuss the SWPPP implementation and the requirements under that plan.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water. The Contractor shall also be responsible for performing all fueling operations in a safe and environmentally responsible manner. Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

Silt fence shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of subsection 107-1.11, Protection and Restoration of Property and Landscape. Additional silt fencing may be required at other sites as directed by the Engineer.

The silt fence shall not be removed until slopes are stabilized from further erosion as determined by the Engineer. The silt fence shall be removed and disposed of off the project upon completion of construction at those sites. The fabric shall be cut off at ground level and the wire and posts shall be removed. The silt fence removal shall be performed in such a manner that retained silt is not discharged into wetlands or waterbodies. If a sediment height in excess of four inches above ground remains, the sediment shall be spread on the roadway side of the fence location and seeded immediately in accordance with Section 618, Seeding.

641-4.01 METHOD OF MEASUREMENT. Item 641(1) Erosion and Pollution Control Administration, will not be measured for payment. The Engineer’s acceptance will constitute measurement.

Item 641(2) Erosion and Pollution Control, will be measured in the manner specified in the directive authorizing the work.

Silt fence will be measured by the linear foot along the top of the fence.

641-5.01 BASIS OF PAYMENT. Item 641(1) Erosion and Pollution Control Administration, will be full compensation for administration of erosion control including plan preparation and amendments, inspection, monitoring, reporting and record keeping.

Item 641(2) Erosion and Pollution Control, will be full compensation for providing all labor, equipment, and materials required to accomplish the work, as specified in the directive authorizing the work.

Payment for Item 641(3), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, maintain and remove the silt fence in accordance with these specifications.

Failure to diligently a) pursue work required by the approved SWPPP, b) respond to inspection recommendations and/or deficiencies in the SWPPP, c) implement erosion and sedimentation controls identified by the Engineer, will result in a permanent price adjustment under Item 641(6). If the Contractor does not respond within 2 hours of the Engineer’s directive, then an amount equal to five percent of the total amount earned from all previous and subsequent progress payments on the contract or $50,000 which ever is greater, will be withheld, and a permanent price adjustment made equivalent to:

1.	$500 per hour for the first 4 hours of non-action;

2.	$1,000 per hour for every hour over four, but less than 10;

3.	$1,500 per hour for every hour over 10 hours of non-action.

The Price Adjustment will cease when corrective actions are accepted by the Engineer. The Department reserves the right to hire another contractor to do corrective action, and to reduce the contract amount by this cost plus the cost to the Department implementing another contract.

In addition, a price adjustment equivalent to any penalties levied against the Department by the EPA or any other state and/or federal agencies for violations of the Clean Water Act and the NPDES General Permit will be made if the Department is issued a notice of violation by these agencies. This price adjustment shall be the actual cost of any fines levied against the Department. An amount equal to the maximum fine for the violation will be withheld temporarily until the actual cost of the fine is known. The difference, excluding any price adjustments will be released by the Engineer upon satisfactory completion of the requirements of the NPDES General Permit. Penalties for violations are as stated in Part VI.A.2 of the Standard Permit Conditions of the NPDES General Permit. The Contractor shall also be responsible for the payment of his own fines.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution Control Administration	Lump Sum

641(2)	Erosion and Pollution Control	Contingent Sum

641(3)	Silt Fence	Lineal Foot

641(6)	Erosion and Pollution Price Adjustment	Contingent Sum

(4/30/98)R59

Delete Sections 614 and 642 and replace with the following:

SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

Special Provisions

642-1.01 DESCRIPTION. Perform all surveying and staking essential for the completion of the project and perform the necessary calculations required to accomplish the work in conformance with the plans and specifications and standard engineering practice.

Furnish and install survey monuments and monument cases in conformance with the Plans or as directed.

Adjust existing monuments and monument cases to conform to the new elevations.

642-1.02 DEFINITIONS

1.	Monument: A fixed physical object marking a point on the surface of the earth; used to commence or control a survey; mark the boundaries of a parcel of land; or the centerline of a right-of-way corridor. Monuments will be Primary or Secondary, as shown on the plans.

2.	Point: Any identified spot located on the surface of the earth. For purposes of this definition, a point can be a PK nail, wooden hub, rebar, large nail or any other structure capable of being utilized as a marker.

3.	Witness Corner: A material mark or point usually placed on a property or survey line, at a known distance from a property corner or other survey point. A witness corner is employed to witness the location of a corner/point that cannot be monumented at its true location.

4.	Reference Monument: A material mark or point placed at a known distance and direction from a property corner or other survey point, usually not on a property or survey line. A reference monument is employed to perpetuate a corner/point that cannot be monumented at its true location or where the corner monument is subject to destruction.

5.	Surveyor: The Contractor’s Professional Land Surveyor, currently registered in the State of Alaska.

642-2.01 MATERIALS.

1.	Monument Cases. Castings shall conform to AASHTO M 105, Class 30A. Castings shall be coated with a bituminous damp-proof coating. The tops shall bear evenly on the frames.

2.	Primary Monument: A minimum 2 inch diameter nonferrous pipe at least 30 inches long, with a minimum 4 inch flange at the bottom and having magnets attached at the top and bottom. A minimum 2.5 inch diameter nonferrous metal cap must be permanently attached to the top. Mark the cap around the outside edge with the words “STATE OF ALASKA DOT&PF". Permanently stamp every monument with the Surveyor’s registration number, the year set, and the point/corner identification. Orient cap so that the data may be read when the reader is facing north, except for centerline monuments which will be oriented so as to be read facing up-station.

3.	Secondary Monument: A minimum 5/8 inch x 30 inch rebar with a 2 inch aluminum cap attached to the top. Permanently stamp every secondary monument with the Surveyor’s registration number and the year set.

CONSTRUCTION REQUIREMENTS

642-3.01 GENERAL. Use competent, qualified personnel and suitable equipment for the layout work required and furnish all traffic control, stakes, templates, straight-edges and other devices necessary for establishing, checking and maintaining the required points, lines and grades.

Furnish such computer services as necessary to accomplish the work. Check all data received from the computer for completeness and accuracy. As soon as practical after completion of the work, and in no case later than acceptance of the project, deliver all field books, computer forms and computer output data to the Engineer. This data shall become the property of the Department.

Supervise construction surveying personnel. Correct any errors resulting from the operations of said personnel at Contractor expense . The Contractor is responsible for the accuracy of the work.

Work classified as Land Surveying under AS 08.48, and work involving the location, control, and monumentation of construction centerline and right-of-way, shall be performed by or under the responsible charge of a Professional Land Surveyor.

Follow the Department’s Construction Surveying Requirements. A copy of this document is attached to these Special Provisions in Appendix B.

Keep field notes in standard bound notebooks in a clear, orderly, and neat manner consistent with Departmental procedures, including titles, numbering, and indexing. Make field books available for inspection by the Department’s project personnel at any time. Store the field books in the Department’s Project Office During periods of non-use.

Perform the following:

1.	staking necessary to delineate clearing and/or grubbing limits

2.	cross sections necessary for determination of excavation and embankment quantities, including intermediate and/or remeasure cross sections as needed

3.	slope staking

4.	staking of signs, culverts, minor drainage structures and other appurtenances, including the necessary checking to establish the proper location and grade to best fit the conditions on site

5.	bridge staking

6.	the setting of such finishing stakes as may be required

7.	the measurement of pay quantities that require measurement

8.	the staking of right-of-way and material source limits when it is deemed necessary

9.	the staking, referencing and other actions as may be required to preserve or restore land monuments and property corners

10.	and all other surveying and staking necessary to complete the project

When the right-of-way centerline points have been established as a part of the Department’s Preconstruction surveys, the Department will furnish the Contractor with copies of the reference field books. Recover these control points and verify these references. Reestablish any missing points from the Department’s references prior to the initiation of clearing, grubbing, or excavation.

When the right-of-way centerline points have not been established by the Department but the survey control points were established as a part of the Department’s Preconstruction surveys (as detailed on the project Survey Control Sheet) recover these points and use them as the basis for establishing the right-of-way centerline. Verify the position of these points and establish new points where required to replace missing points, prior to the initiation of clearing, grubbing, or excavation.

Notify the Engineer immediately if a Department-established reference point is discovered to be in error or a reset point is not in harmonious relationship to the adjacent centerline points.

Furnish a notekeeper to record all field survey notes, including those which become documentation from which quantities for payment are computed. The notekeeper shall be thoroughly familiar with generally accepted standards of good survey notekeeping practice and the Department’s Construction Surveying Requirements.

The Engineer may randomly spot check the Contractor's surveys, staking and computations. After the survey or staking has been completed, provide the Engineer with a minimum of 72 hours notice prior to performing any work, and furnish the appropriate data as required, to allow for such random spot checking. The Department assumes no responsibility for the accuracy of the work.

642-3.02 CROSS-SECTION SURVEYS. When required, obtain right-angle cross sections to the construction centerline at the interval detailed in the Department’s Construction Surveying Requirements.

The following shall be supplied by the Department:

1.	One set of Construction Plans and Specifications.

2.	Field Books (Level, Cross-Section, Slope Stake, etc. ). Books will be labeled and the pages numbered by the Department. Field books shall remain the property of the Department upon completion of the work.

3.	Design Cross Sections, if any.

4.	Sufficient centerline or reference thereto, and at least two benchmark per mile to enable the establishment of planned elevations and centerline.

5.	State of Alaska Land Survey Monument Record forms. These forms are to be completed by the Contractor.

6.	One copy of the Department’s Construction Surveying Requirements.

7.	Design centerline grades, except when Item 642(2), Office Engineering is used.

The following shall be required of the Contractor:

1.	A heading in the appropriate book (date, weather, names and duties of crew members) shall be made at the beginning of each day's work.

2.	The notekeeper shall update the index of the appropriate book at the end of each day's work.

3.	Level notes shall be reduced, checked and adjusted.

4.	Cross-section level notes and slope stake catches shall be computed by the notekeeper and checked by a different crew member in the field on a continual basis.

5.	The Contractor shall enter the grade data, shoulder width and/or ditch distance, stationing, slope, etc., in the slope stake books.

6.	The position and identifying marks of slope stakes and reference points shall be maintained until used for their intended purpose.

7.	Errors shall have a line drawn through them with the correct entry made directly above. Erasures will not be allowed.

8.	Field books or copies of the field books shall be returned to the Project office at the end of each work day or as directed.

9.	The Contractor shall provide copies of all grade sheets and temporary bench mark elevations to the Engineer 48 hours before commencing work on unclassified excavation or embankment.

10.	The Contractor’s survey crews shall comply with all approved traffic control plans. Crews shall coordinate their activities with the Contractor’s Worksite Traffic Supervisor.

11.	A survey Party Chief diary shall be kept daily and contain the following information, (a copy shall be given to the Engineer daily):

a.	Date.

b	Weather.

c.	Crew members’ names and duties.

d. 	Type and location of work performed.

e. 	Hours worked.

f. 	Type of equipment used (brand) and date equipment was double centered or “peg” test was performed.

g. 	Signature of person in responsible charge.

12.	The Contractor shall submit the survey field notes, for any specific area, relating to monument referencing prior to any initiation of clearing, grubbing or excavation.

642-3.03 MONUMENTS. Install primary and secondary monuments, as called for in the plans, at the positions established by the Department. Reference all monuments, property markers/corners, or accessories which may be disturbed or buried during construction, and re-establish them in their original position prior to the completion of the project. Keep such records and report to the Engineer evidence that a monument has been disturbed and is no longer reliable or cannot be located and is presumed to be missing. The referencing work shall consist of a minimum of two in-line reference points, or three swing-tie reference points in situations where in-line referencing is not desirable. Set all reference points outside of the construction limits. Measure distances from the monument to the nearest 0.01 foot. Record all referencing of monuments in a separate field book stamped by the Surveyor.

Replace all existing monuments disturbed by construction with Primary or Secondary Monuments meeting the requirements of Subsection 642-1.02. When it is impractical to establish a monument in its original position, install a witness corner (WC). Place the WC to a property corner on the property line when the other property corner which defines said line is existing or there has been sufficient retracement to define said line. In other cases, place a reference monument (RM) perpendicular to the centerline at the station of the original position and at a distance from the original position measured in whole feet.

Those monuments found that are not shown on the plans will be recognized by the Engineer when the following is provided by the Surveyor: Field notes identifying type and location of the monument, and a description of the point the monument marks, with the reason to preserve its location. Monuments not shown on the plans will be considered additional work and paid by 642(3), Three Person Survey Party.

The Surveyor shall complete a State of Alaska Land Survey Monument Record form for each primary and secondary monument installed, relocated or replaced. In addition to the required survey information, including section, township and range, each record shall meet all requirements for recording at the District Recorder’s Office in which the project is located. Deliver these forms to the Engineer prior to project completion. The Department will file all original records as required by current State Statutes using the information provided by the Contractor.

Set each monument and monument case accurately to lines established at the required location and in such a manner as to insure its being held firmly in place. Set existing monuments and monument cases to be adjusted to new elevations in the manner and at the elevations directed.

642-3.04 OFFICE ENGINEERING. Calculate finish grades for the roadway as specified per plans and/or specifications. Use information available in the field, on as-builts, or as provided by the Engineer. This work shall be performed by or under the responsible charge of a Professional Land Surveyor or a Professional Engineer currently Registered in the State of Alaska.

642-3.05 FINAL TRAVERSE. Within 30 days after the Engineer receives from the Contractor a letter which states that all construction activities that may disturb the monuments have ceased, the Surveyor shall run a final traverse to verify the positional accuracy of installed survey monuments. This traverse will begin and end at different Department provided control points. The primary and secondary monuments placed or replaced and any undisturbed Department provided control points shall be tied to the traverse. Under no circumstance shall the final traverse run more than 2.5 miles without a tie to a Department provided monument/control point. All traverse points established during this work shall meet the requirements of a secondary monument. The Surveyor shall sign and stamp a letter which lists each monument and its coordinates. The letter shall certify that the monuments are each located within 0.10 foot of their proposed position based on the project survey control points provided by the Department. Deliver the certification letter and field notes for this work to the Engineer.

642-4.01 METHOD OF MEASUREMENT.

Item 642(1) Construction Surveying. No measurement of quantities will be made.

Item 642(2) Office Engineering. By the mile along centerline for all completed office engineering accepted.

Item 642(3) Three Person Survey Party. By the hour for extra, additional, or unanticipated work made necessary by changes in the project, as directed.

Items 642(4) through 642(8). The actual number of monuments installed as shown on the “State of Alaska Land Survey Monument Record” forms delivered to and accepted by the Engineer.

Item 642(9) Reference Existing Monument. The actual number of monuments referenced as shown in the Surveyor’s field notes delivered to and accepted by the Engineer.

642(10) and 642(11). The actual number of monument cases furnished and installed, or adjusted to new elevation, and accepted.

642(12) Final Traverse. No measurement of quantities will be made.

Survey monuments that are placed on bridges will not be measured for payment but will be considered incidental to other bridge items.

Calculations of all pay quantities will be performed by Department personnel.

642-5.01 BASIS OF PAYMENT. Construction Surveying and Final Traverse shall include all field and office work required to accomplish the work, including furnishing all necessary personnel, equipment, transportation and supplies. Payment for Final Traverse is based on the Engineer’s acceptance of the Surveyor’s certification letter and field notes.

Construction Engineering when required, will be in addition to Construction Surveying. Both items will appear on the bid schedule.

If staking for extra, additional or unanticipated work, as stated above, is performed by a two person survey party, payment will be made at 75 percent of the unit price under Item 642(3), Three Person Survey Party. If a single person is required for additional office computations or other work requiring only one person, payment will be made at 32 percent of the unit price of Item 642(3).

Traffic control devices necessary for the survey parties will be considered subsidiary. Payment for Traffic Control Plans as approved will be paid under Section 643, Traffic Maintenance.

The accepted quantities will be paid for at the contract price, per unit of measurement for each of the particular pay items shown in the bid schedule.

Pay Item No.	Pay Item	Unit

642(1)	Construction Surveying	Lump Sum

642(2)	Office Engineering	Mile

642(3)	Three Person Survey Party	Hour

642(4)	Set Primary Monument	Each

642(5)	Set Secondary Monument	Each

642(6)	Replace Existing with Primary Monument	Each

642(7)	Replace Existing with Secondary Monument	Each

642(8)	Adjust Existing Monument	Each

642(9)	Reference Existing Monument	Each

642(10)	Monument Case	Each

642(11)	Adjust Existing Monument Case	Each

642(12)	Final Traverse	Lump Sum

(3/17/97)R214

Delete Section 643 in its entirety and substitute the following:

SECTION 643

TRAFFIC MAINTENANCE

643-1.01 DESCRIPTION. This work consists of the necessary measures to protect and control traffic during the life of the contract including, but not limited to, furnishing, erecting, maintaining, replacing, cleaning, moving and removing the traffic control devices required to insure the safety of the traveling public and all administrative responsibilities necessary to implement this work.

The Contractor shall maintain all roadways and pedestrian and bicycle facilities affected by the work and shall construct and maintain approaches, crossings, intersections and other features as may be necessary throughout the life of the contract.

643-1.02 DEFINITIONS.

Construction Phasing Plan - A plan for each phase of the project showing how traffic will be accommodated. It should show the sequence of work by segment or phase if required.

Traffic - The movement of vehicles, pedestrians, and bicyclists through road construction, maintenance operations, utility work, incident zones or similar operations.

Traffic Control Plan - A Traffic Control Plan (TCP) is a drawing or drawings indicating the method or scheme for safely guiding and protecting motorists, pedestrians, bicyclists, and workers in a traffic control zone. It depicts the traffic control devices to be used, their placement and times of use.

Traffic Control Zone - A portion of a road construction project, maintenance operation, utility work, incident zone or similar operation where traffic is affected by the operation and traffic control is needed to safely guide and protect motorists, pedestrians, bicyclists, or workers.

643-1.03 TRAFFIC CONTROL PLAN. The TCP may include, but not be limited to, such items as signs, barricades, traffic cones, plastic safety fence, sequential arrow panels, portable changeable message board signs, special signs, warning lights, portable concrete barriers, crash cushions, flaggers, temporary roadways and all other items required to direct traffic through or around the construction zone in accordance with these specifications and the Alaska Traffic Manual (ATM). The TCPs shall also address placement of traffic control devices including location, size, mounting height and type. The details shown for signs shall include the code designation, size, and legend per the ATM and the Alaska Sign Design Specifications (ASDS). Plan sheets developed on Auto Cad can be made available, upon request, for use in preparing TCPs.

When a TCP is included in the plans the Contractor may use it, modify it or design an alternative TCP. Any modifications to the TCP or any new TCP shall be submitted for approval of the Engineer. The Contractor shall allow 1 week for review of any TCP or each subsequent correction. Changes in the TCP may be allowed during construction provided 48 hours are allowed for review and the changes are approved by the Engineer.

When a TCP is not included in the plans the Contractor shall provide one in accordance with this Section and the ATM. The Contractor's superintendent shall review and sign all TCPs prior to submittal. Acceptance of a TCP is based on the Contractor's certification that the plan is in conformance with the ATM and the specifications.

All TCPs submitted shall indicate the periods for which the TCP will be in effect. Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

When a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements is in effect for this project, all movements of oversize and overweight vehicles in or near traffic within the project limits will be in accordance with the provisions of the approved TCP. The TCP shall specify traffic control devices that will be required for these operations.

There shall be no work within the project limits until the Contractor has implemented an approved TCP for the work proposed. The number of traffic control devices indicated on the TCPs, plans, and Standard Drawings are a minimum. If unsafe conditions occur, the Engineer may require additional traffic control devices.

643-1.04 WORKSITE TRAFFIC SUPERVISOR. The Contractor shall provide a Worksite Traffic Supervisor who shall be responsible for the Contractor's maintenance of traffic operations on a 24-hour basis.

1.	Qualifications. The Worksite Traffic Supervisor shall understand the requirements of the ATM, the plans and the specifications and meet at least one of the following:

a.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA).

b.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Markings Specialist by the International Municipal Signal Association (IMSA).

c.	Be currently certified as a Worksite Traffic Technician by (ATSSA).

Items b and c require documentation of a minimum of twelve months of supervisory level worksite traffic control or twelve months of responsible charge of such work. "Responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system. Having persons that actually perform labor under one's control would satisfy this requirement.

2.	Duties. The Worksite Traffic Supervisor's duties shall include the following:

a.	Prepare the TCPs and public notices and coordinate traffic control operations with the Engineer.

b.	Inspect the condition and position of all traffic control devices in use on the project at least once each day and once each night, to ensure that devices are in proper working order, clean, visible and conform to the approved TCPs in use. Furnish a detailed written report of each inspection to the Engineer within 24 hours.

c.	Supervise the repair or replacement of damaged or missing traffic control devices.

d.	Review and anticipate appropriate traffic control needs and ensure that the proper traffic control devices necessary for safe and efficient traffic movement are available.

e.	Review work areas, storage of equipment, and handling and storage of materials relative to traffic safety.

f.	Hold traffic safety meetings with the superintendents and foremen of the Contractor and subcontractors prior to beginning construction, and periodically thereafter as necessary or as directed by the Engineer. The Engineer shall be provided the opportunity to attend these meetings.

g.	Supervise all traffic control workers, flaggers, and pilot car drivers.

h.	Certify that all of the flaggers meet the requirements of Subsection 643-3.04.

643-1.05 CONSTRUCTION PHASING PLAN. A Construction Phasing Plan shall be submitted at least 5 working days prior to the Preconstruction Conference for approval by the Engineer and consist of the following:

1.	Designation of a Worksite Traffic Supervisor including his resume, written verification of his credentials and the telephone numbers where he can be reached 24-hours a day.

2.	A plan for each phase or segment of the project. Changes shall be submitted to the Engineer for approval 15 days in advance of their proposed implementation.

3.	TCPs for the first phase of the project with both the permanent and temporary traffic control measures shown including the times of use of each TCP.

643-1.06 TRAFFIC MAINTENANCE SETUP. When shown on the bid schedule, Traffic Maintenance Setups are site specific and are detailed as individual TCPs on the plan sheets. They depict the method or scheme required to safely and efficiently route traffic when any of the following restrictions occur:

1.	Lane Closure. The closure of one or more lanes on a roadway.

2.	Detour. The redirection of traffic through or around a construction zone.

3.	Road Closure. The closure of a roadway with or without a detour route specified.

4.	One Lane Road. The reduction of a two-way roadway to a single lane roadway with flaggers or pilot cars.

Each setup shall include all items required, but not be limited to, signs, barricades, traffic cones, plastic safety fence, sequential arrow panels, special signs, warning lights, portable concrete barriers, crash cushions, flaggers, pilot cars, interim pavement marking and all other items necessary to direct traffic through or around the construction zone in accordance with these specification and the ATM.

643-2.01 MATERIALS. Materials for traffic control devices shall conform to the requirements set forth below:

1.	Signs. Permanent Construction Signs, Construction Signs and Special Construction Signs including sign supports shall conform to the requirement of Section 615, Standard Signs, the ATM and ASDS. The size of each Special Construction Sign shall be clearly and neatly marked in 3 inch high black numerals on its back.

2.	Portable Sign Supports. Portable sign supports shall be wind resistant with no external ballasting and capable of supporting a 4 foot X 4 foot traffic control sign such that the height of the sign above the adjacent roadway surface is that required by the ATM. The sign support shall support the traffic control sign vertically.

3.	Barricades and Vertical Panels. Barricades and vertical panels shall be constructed of wood, metal or plastic and conform to the requirements of the ATM and the Standard Drawings. Type III Barricades shall have a minimum length of 8 feet.

4.	Portable Concrete Barriers. Portable concrete barriers shall conform to the requirements of Standard Drawing G-45. Each barrier shall be equipped with at least two side-mounted retroreflective reflectors (or a continuous longitudinal stripe of preformed retroreflective pavement marking tape mounted 6 inches from the top of the barrier), for each direction of traffic. The reflectors (or tape) shall be yellow if the barriers are used at centerline and white if used on the roadway shoulder.

5.	Warning Lights. Warning lights shall be Type A (low intensity flashing), Type B (high intensity flashing) or Type C (steady burn) conforming to the requirements of the ATM.

6.	Drums. Drums shall be plastic and conform to the requirements of the ATM and the Standard Drawings.

7.	Traffic Cones. Traffic cones and/or tubular markers shall conform to the requirements of the ATM and the Standard Drawings. The minimum height shall be 28 inches. All cones and tubular markers shall be reflectorized.

8.	High Level Warning Devices. High level warning devices shall conform to the ATM and the Standard Drawings.

9.	Temporary Crash Cushions. Temporary crash cushions shall have been tested as per the procedures set forth in National Cooperative Highway Research Program (NCHRP) Report 350, Test Level 3. Certification shall be provided by the manufacturer directly to the Engineer. Permanent crash cushions shall not be used as temporary crash cushions.

10.	Sequential Arrow Panels. Sequential arrow panels shall be Type A (24" X 48"), Type B (30" X 60") or Type C (48" X 96") conforming to the requirement of the ATM and the Standard Drawings.

11.	Portable Changeable Message Board Signs. Portable changeable message board signs shall conform to the requirements of the ATM.

12.	Plastic safety fence shall be construction orange, 4 feet high and shall be as manufactured by one of the following companies, or approved equal:

a.	“Safety Fence” as manufactured by Services and Materials Company, Inc., 2200 South “J” Street, Elwood, Indiana, 46036. Phone (800) 428-8185.

b.	“Flexible Safety Fencing” as manufactured by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706. Phone (800) 648-7974.

c.	“Warning Barrier Fence” as manufactured by Plastic Safety Systems, Inc. P.O. Box 20140, Cleveland, Ohio, 44120. Phone (800) 662-6338.

13.	Temporary Sidewalk Surfacing. This item shall consist of providing all labor, equipment and materials to provide a temporary sidewalk surfacing as required by an approved Traffic Control Plan.

a.	The materials shall be a minimum of ½ inch plywood for areas that are continuously supported by subgrade and 1 inch plywood for areas that are not continuously supported.

b.	The maximum unsupported length of 1 inch plywood shall be 30 inches.

c.	The surface of the plywood shall be free of irregularities. The height of plywood overlap joints shall not exceed 1 inch.

d.	The temporary surfacing shall be held in place by a method that will withstand 25 mph wind velocities.

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. The Contractor shall keep the work, and portions of the project affected by the work, in such condition that traffic will be accommodated safely. Traffic control devices and services shall be provided and maintained both inside and outside the project limits both day and night as needed to facilitate traffic guidance.

Unless otherwise provided herein, the Contractor shall keep all roadways undergoing improvement open to traffic. Temporary closure of residential, commercial or street approaches requires prior approval of the Engineer. The Contractor shall provide access through the project for emergency vehicles and school and transit busses. All locations requiring redirection or stopping of the traveling public shall be properly signed and/or flagged by the Contractor.

The Contractor's equipment shall stop at all points of intersection with the traveling public unless satisfactory traffic control measures, are shown on the approved TCP.

All illumination and signalization shall remain operational as per the requirements of Subsection 660-1.05, Maintaining Existing and Temporary Electrical Systems. Signal heads shall be re-aligned as necessary in accordance with the ATM when approach lanes are moved. Any modifications to existing traffic signals shall be coordinated with the agency responsible for their maintenance and operation. Flood lighting at night shall be in accordance with the ATM and be adjusted such that it does not shine into oncoming traffic.

The Contractor shall provide and maintain safe routes for pedestrians and bicyclists through or around traffic control zones at all times except when pedestrians or bicyclists are prohibited by regulation. Whenever construction activity encroaches onto the safe route in a traffic control zone the Contractor shall station an employee at the encroachment to assist pedestrians and bicyclists past the construction activity.

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION. Roadway lane and shoulder widths in existence prior to the start of construction shall not be reduced without an approved TCP. The Contractor shall maintain a 2 foot minimum clear area between the edge of traveled way and the work area. Use either barricades, traffic cones, or drums for delineation of this area. These traffic control devices shall be placed on the work side of the clear area and be spaced in accordance with the ATM.

If the Contractor is allowed to maintain traffic on an unpaved surface, the construction shall be conducted in such a manner as to provide a reasonably smooth and even surface satisfactory for use by public traffic at all times. The surface of the roadbed shall be properly crowned for drainage. In advance of other grading operations, sufficient fill shall be placed at culverts and bridges to permit traffic to cross smoothly and unimpeded. Part width construction techniques shall be employed when the traffic is routed through roadway cuts or over embankments under construction. The material shall be excavated or placed in layers and the construction activities shall be alternated from one side to the other, with traffic routed over the side opposite the one under construction.

Where so provided on the plans or an approved TCP, the Contractor may detour traffic. The detour routes shall be maintained by the Contractor during times of use in such condition that traffic will be accommodated safely. When no longer required, the detour shall be obliterated and appropriate areas topsoiled and seeded.

In general, all roadway crossings should be made while maintaining traffic as described above. If two-way traffic cannot be maintained, whether on the existing roadway or a detour, half-width construction or a road closure may be allowed and must be shown on an approved TCP. The TCP shall indicate the duration and conditions of closure. Roadway crossings shall be scheduled so as not to delay school busses and peak hour traffic. For road closures the Contractor shall post at the site of the closure, within view of waiting traffic, the time the closure started and the time the road will again be open to traffic.

643-3.03 PUBLIC NOTICE. The Worksite Traffic Supervisor shall give notices of changes, delays or road closures to the following local officials and transportation organizations, including but not necessarily limited to:

Alaska Carriers Association

Alaska State Troopers

Local Police Department

Local Fire Department

Local School & Transit Authorities

Local Emergency Medical Services

Local Media (Newspapers, Radio, Television)

Railroads (Where applicable)

U.S. Postal Service

The Contractor shall also provide the Alaska State Troopers, local police and fire department with the radio frequencies used on the project, and the 24-hour telephone numbers of the Worksite Traffic Supervisor and the Project Superintendent. These shall be for alerting the Contractor of emergencies which will require passage of emergency vehicles through the project. When so notified the Contractor shall use all equipment and effort necessary to expedite rapid passage.

643-3.04 TRAFFIC CONTROL DEVICES. Prior to the start of construction operations, the Contractor shall erect such permanent and temporary traffic control devices as may be required by the approved TCPs. Traffic control devices shall be used only when they are needed. Advisory speeds, when necessary, shall be determined by the Engineer.

For lane closures on multilane roadways, sequential arrow panels shall be used. When required for night time operations, flashing warning lights shall be used to mark obstructions or hazards and steady-burn lights shall be used for channelization.

During non-working hours and following the completion of a particular construction operation, all unnecessary traffic control devices shall be removed. Sign panels that are post mounted and cannot be readily removed shall be entirely covered with either metal or plywood sheeting.

Reflective sheeting on signs, drums, barricades and other devices shall be kept clean.

All traffic control devices shall meet the requirements of American Traffic Safety Services Association (ATSSA), "Quality Standard for Work Zone Traffic Control Devices".

Any devices provided under this Section that are lost, stolen, destroyed, inoperable or deemed unacceptable while their use is required on the project shall be immediately replaced by the Contractor. The Contractor shall stock repair parts for each Temporary Crash Cushion used on the project. If a crash cushion is damaged it shall be repaired within 24 hours.

All items paid for under this section shall remain the property of the Contractor and shall be removed upon completion of the project.

1.	Embankments. Install portable concrete barrier, plastic drums, barricades, tubular markers, plastic safety fence, and cones as called for on the plans or TCPs to delineate open trenches, ditches, other excavations and hazardous areas when they exist along the roadway for more than one continuous work shift.

2.	Adjacent Travel Lane Paving. The Contractor shall limit pavement edge and lane edge drop-offs as specified under Subsection 401-3.11. When the depth of paving is greater than 2 inches and the paving of adjacent travel lanes or paved shoulders cannot for some unforeseen circumstance be completed to the same elevation before the end of the paving shift, the appropriate signing shall be installed: CW24-1, (Uneven Lanes), CW8-9A, (Low Shoulder), CW14-3, (No Passing Zone), R4-1, (Do Not Pass), and R4-2, (Pass with Care). If the section in question is longer than ½ mile in length additional signs shall be placed at 1500 foot intervals.

3.	Fixed Objects. Vehicles working within 1500 feet of the edge of traveled way shall be equipped with flashing warning lights. The vehicle's flashing warning lights may be emergency flashers, flashing strobes or rotating beacons.

Private vehicles, idle construction equipment, construction material stockpiles and other items deemed by the Engineer to be fixed objects shall be located outside the clear zone at all times. Parking of equipment in medians will not be allowed.

Where, due to land features or lack of right-of-way, it is not feasible to meet the above restrictions, equipment shall be parked as far away as practical but a minimum of 15 feet from the edge of traveled way as approved by the Engineer. Traffic control devices for identifying hazards including flashing warning lights shall be used to delineate the equipment when parked in this manner. These traffic control devices will not be paid for but will be considered the Contractor's responsibility.

4.	Flagging. Flagging shall include the furnishing of trained and competent flaggers and all necessary equipment, including lighting of the flagging position during nighttime operations, for the control of traffic through the work zone. Each flagging operation shall be approved by the Engineer prior to its implementation and shall be adjusted as conditions change or as directed by the Engineer

Prior to beginning work, and at the start of each construction season thereafter, flaggers shall attend the special videotape training session provided by the Engineer. The Worksite Traffic Supervisor shall certify in writing that all flaggers are personally familiar with and meet the requirements of the ATM and have attended the annual training before being allowed to direct traffic.

Flaggers shall maintain their assigned posts at all times, unless relieved by another qualified flagger or the need for flagging traffic no longer exists. Flagger signs are to be removed when a flagger is not present. The flaggers area should be free of encumbrances, such as parked vehicles, so the flaggers are readily visible.

The Contractor shall provide approved equipment for two-way radio communications between flaggers when flaggers are not in plain, unobstructed view of each other.

No signalized intersection shall be flagged without prior written approval of the Engineer. When a signalized intersection is flagged the traffic signal shall either be turned off and covered or be placed in the All-Red Flash mode. Changing traffic signal modes, turning off or turning on traffic signals, shall be coordinated with and approved in writing by the agency responsible for signal maintenance and operation, and by the Engineer.

643-3.05 AUTHORITY OF THE ENGINEER. When, in the opinion of the Engineer, conditions are such that the safety and/or convenience of the traveling public are adversely affected, the Contractor will be immediately notified in writing. The notice will state the defect(s), the corrective action(s) required, and the time required to complete such action(s). In no case shall this time exceed 24 hours. In the event that the Contractor fails to take the corrective action(s) within the specified time, (a) The Engineer will immediately direct that the offending operations cease until the defect(s) is (are) corrected and (b) the Engineer reserves the right to order the corrective action(s) be accomplished by outside forces. The cost of work by outside forces shall be deducted from any moneys due or that may become due under the terms of this contract.

643-3.06 TRAFFIC PRICE ADJUSTMENT. When Item 643(23), Traffic Price Adjustment, is shown on the bid schedule, for each minute that any lane of traffic is not open to full use by the traveling public, the Contractor will have payment for this contract reduced at the rate listed below (based on highway user costs), measured to the nearest minute for the ADT published by the Department's Planning section. The Engineer shall determine whether the roadway is opened to full use.

The Traffic Price Adjustment shall be assessed for lane closures or reductions that are unauthorized. Lane closures and/or lane reductions that have been shown in the contract or authorized in writing by the Engineer are not subject to the Traffic Price Adjustment.

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| Less than 1,000 | $2 |
| 1,000 - 4,999 | $10 |
| 5,000 - 9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. Construction sequencing detailed in these provisions and the plans is a suggestion only and is not intended to prevent the Contractor from proposing alternative construction sequencing. Throughout the duration of the project, the following shall be maintained:

1.	No restriction to traffic will be allowed from May 15 to September 15 during the times listed below:

A.	Friday from 2:30 P.M. to Sunday at 10:00 P.M.

B.	Around any holiday as described below:

I.	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 6:00 PM on the Friday before the holiday to 9:00 PM on the day of the holiday.

ii.	If a holiday falls on Wednesday, the above stipulations apply from 6:00 PM on the Tuesday before the holiday to 9:00 PM on the day of the holiday.

iii.	If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 6:00 PM on the day before the holiday to 9:00 PM on the Sunday after the holiday.

2.	During a work shift, a minimum of one traffic lane shall be maintained at all times.  The Contractor shall schedule operation so that no traffic is delayed more than 20 minutes, except for closures allowed below:

3.	At the end of any work shift, the full roadway width shall be restored.

An approved Traffic Control Plan is required before any restriction to motorized or pedestrian traffic is implemented.

A total road closure will be allowed eight (8) times for up to one (1) hour for each closure for the driving of piles and the setting of bridge girders.  Road closures will be allowed between the hours of 12:00 (midnight) and 12:00 (noon).  Before any road closure is implemented, a seven(7) day advance public notice is required.  An approved Traffic Control Plan is required prior to any road closure.

643-4.01 METHOD OF MEASUREMENT. During winter suspension of work no measurement of quantities will be made.

1.	Traffic Maintenance will be measured by the calendar day or lump sum and shall consist of all labor, materials and equipment required to provide the Worksite Traffic Supervisor, all required TCPs and public notices, the Construction Phasing Plan and maintenance of all roadways, approaches, crossings, intersections and pedestrian and bicycle facilities, as required.

2.	Traffic Control Devices will be measured by the units shown in the Traffic Control Rate Schedule. The quantities to be paid for shall be the number of units of each of the items, installed and accepted, in place. Construction Signs are regulatory, guide or construction warning signs for which there is a designation in the ASDS. Permanent Construction Signs shall be as detailed in the plans. All other signs will be considered Special Construction Signs. Flagger paddles will not be measured for payment.

Warning lights, high level warning devices, vertical panels and sign supports required for individual traffic control devices will be considered subsidiary to their respective bid item. If a subsidiary item is not installed and operational on a traffic control device when required, the respective device will not be measured for payment.

3.	Portable Concrete Barrier will be measured per each nominal 10 foot section (± 1 foot) placed to protect or channelize traffic as called for on the approved TCPs. Measurement for payment will be made for the initial placement and for each subsequent relocation when moved more than 10 feet in any direction.

4.	Temporary Crash Cushions will be measured per each installation. Repair of temporary crash cushions will not be measured.

5.	Interim Pavement Markings will be measured by the single stripe station. A single stripe is a marking or a temporary raised pavement marker 4 inches in width. Wider striping will be measured as multiples of 4 inches. Centerline gaps will not be deducted from measurements. Installation of any word and symbol markings as well as the removal of the Interim Pavement Markings will be subsidiary to this item. The No-Passing Zone signing, as described in Subsection 643-3.09, will be subsidiary to this item.

6.	Flagging and Pilot Car will be measured by the hour for the actual number of hours such operations were performed as approved by the Engineer. Transportation to and from the work site will not be measured.

7.	Street Sweeping will be measured by the hour for the actual number of hours such operations were performed as approved by the Engineer. Time required to empty the sweeper will not be measured.

8.	Watering will be measured by the M-Gallon (1,000-gallons) of water applied. Weight measure or volume measure may be used at the discretion of the Engineer. If weight measure is used, the weight will be converted to gallons at 8.34 pounds per gallon for payment purposes. If volume measure is used, the volume will be converted to gallons at 7.48 gallons per cubic foot for payment purposes.

9.	Portable Changeable Message Board Signs will be measured by the calendar day for each sign used as shown on an approved TCP.

10.	Plastic Safety Fence, placed to protect or channelize pedestrian traffic as called for on an approved TCP, will be measured by the foot for the initial placement. Movement of the plastic safety fence to gain access to or from the work site shall not be measured and shall be subsidiary to the item.

11.	Temporary Sidewalk Surfacing, as called for on an approved TCP, will be measured by the square yard of plywood surface exposed for each placement. Overlaps will not be included in the measurement.

12.	Newspaper advertisements will not be measured for payment.

Providing a 24-hour toll free (1-800-###-####) "hot-line road report" telephone with pre-recorded message, and providing weekly notices with daily updates will not be measured for payment but will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

643-5.01 BASIS OF PAYMENT. The accepted quantities, determined as provided above, will be paid for at the contract price per unit of measurement, respectively, for each of the pay items listed below that are shown in the Bid Schedule, which price and payment shall be full compensation for the work prescribed in this section.

Items required by this specification that are not included on a unit price basis on the Bid Schedule or not included in other items shall be considered subsidiary to Item 643(1) or 643(2) Traffic Maintenance, except the following:

Traffic Price Adjustment

If Item 643(23), Traffic Price Adjustment, is shown on the Bid Schedule the total value of this contract will be adjusted as appropriate for lane restrictions, closures or delays in completing the directed work, as determined by the Engineer.

Payment for Item 643(27), Traffic Control Devices will be made for the pay unit of accepted traffic control devices (construction signs, barricades, traffic cones and/or tubular markers, drums, plastic safety fence, sequential arrow panels, portable changeable message board signs, special construction signs, portable concrete barriers, pilot cars, temporary pavement markings, temporary crash cushions, temporary sidewalk surfacing, and watering) times the unit rate value contained in the Traffic Control Rate Schedule. A change order/directive is not required for the traffic control devices pay item.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Foot | $20.00 |
| Type II Barricade | Each/Day | $ 2.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 2.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion | Each | $3,500.00 |
| Pilot Car | Hour | $65.00 |
| Watering | M-Gallon | $20.00 |
| Street Sweeping | Hour | $150.00 |
| Plastic Safety Fence | Linear Foot | $5.00 |
| Portable Changeable Message Board Sign | Calendar Day | $100.00 |
| Temporary Sidewalk Surfacing | Square Yard | $10.50 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Temporary Cover Markings | Station Station Station Station | $30.00 $130.00 $15.00 $305.00 |

Payment for Item 643(15), Flagging will be paid on a contingent sum basis at the rate of $32.00/hour. A change order/directive is not required for the flagging pay item.

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent. Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(2)	Traffic Maintenance	Lump Sum

643(3)	Permanent Construction Signs	Lump Sum

643(15)	Flagging	Contingent Sum

643(23)	Traffic Price Adjustment	Contingent Sum

643(27)	Traffic Control Devices	Contingent Sum

643(29)	Newspaper Advertisements	Contingent Sum

(4/22/98)R222

SECTION 644

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

Special Provisions

644-2.01 FIELD OFFICE. Delete this Subsection in its entirety and substitute the following: The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work through 30 days after issuance of the notice of project completion. The following office requirements shall be met:

1.	A minimum of 400 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel, capable of maintaining 70 degrees Fahrenheit.

3.	Adequate electrical lighting and 120 volt, 60 cycle power, with a minimum of two electrical outlets.

4.	A minimum of 100 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 6 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Provide sanitary facilities.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

10.	Located in within a mile of the project.

644-2.02 FIELD LABORATORY. Delete the sixth sentence of the first paragraph and substitute the following: The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Delete the second paragraph and substitute the following: The laboratory shall include a concrete slab, 8 feet by 10 feet by 4 inches thick, suitable for mounting a Gilson shaker and other equipment. The slab shall be installed within an enclosed adjacent structure having a door, a window, a worktable, an exhaust fan, electrical outlets, and adequate lighting and heat.

Add the following: The Contractor shall supply 240 volt, 60 hertz power, a 100 lb. propane bottle, and a 500 gallon capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

644-2.06 SCALES. Delete the first and second sentences and substitute the following: When the bid schedule calls for payment on a ton basis for material, the Contractor shall furnish and maintain platform scales, scalehouse, and an electronic computerized weighing system, as hereinafter specified. A permanent certified commercial scale may be used with the Engineer’s written approval. Belt conveyor scales are not acceptable for determining pay weight when the contract documents provide for payment on a ton basis.

Delete the second paragraph and substitute the following: Sanitary lavatory facilities, heating, adequate electrical lighting and 120 volt, 60 cycle power shall be furnished to the scale house.

Delete paragraph three in its entirety.

Delete the fourth paragraph and substitute the following: Furnishing platform scales, tickets, scale house, and the electronic computerized weighing system, including all supplies such as: weigh tickets, paper, printer ribbons, diskettes, etc., and all maintenance and repair services necessary to keep the system functional, shall be supplied by the Contractor and is not a pay item but will be considered a subsidiary obligation. Platform scales, scale house and the electronic computerized weighing system shall remain the property of the Contractor upon completion of the work.

The Scales Diary is a bound book provided by the Engineer, to be completed by the Contractor’s scale person, that contains dates of action, type of material, source, time the scale opened and time the scale closed, times of scale balance, ticket sequence, time the haul for each material started and stopped, voided ticket numbers, truck numbers, times of tare and tare weights, and the scale person’s signature. In addition, the following information on any scale used to weigh materials for payment shall be provided in the Scale Diary:

a.	Owner of the scales, and scale locations.

b.	Manufacturer’s name, model serial number, maximum capacity, and type of scales (single beam, double beam, self-reading, etc.).

c.	Date(s) the scales were installed and/or adjusted.

d.	Scale service company inspections and accuracy checks (attach copy).

e.	Division of Weights & Measures inspections and accuracy checks (attach copy).

f.	Time and dates of notification of any malfunctions.

The Scales Diary(ies) shall remain the property of the Engineer.

Delete the second sentence of the last paragraph and substitute the following: Platform scales shall include a weatherproof housing constructed in a manner that protects the recording equipment and allows the scale operator convenient access to the weigh indicator, scale computer, ticket printer, and the printer used to produce the Transaction Summary Report. All components of the platform scales which could be physically manipulated in a manner to alter weights shall be protected by sealed enclosures, acceptable to the Engineer.

Add the following: The Contractor shall provide an electronic computerized weighing system with the following capabilities:

COMPUTER

1.	The scale computer shall have the ability to store project numbers and all pay item descriptions for multiple projects and products which are weighed with the scale system.

The self-reading scale system shall include the scale load cell, a sealed direct reading weight indicator, scale computer, ticket printer, sequential Transaction Summary Report printer, and the ability to record a complete shift’s transaction on a 3½-inch high density diskette.

The scale computer shall read the output data from the weight indicator without any unit conversion. If a conversion of pounds to kilograms is necessary, the Transaction Summary printer shall also print the Gross Vehicle Weight of each load in pounds for the Engineer’s review of the metric conversion factor. The conversion factor shall be 907.1847 kg/ton. All individual parts of the system shall be compatible with each other and suitable for field conditions.

Unless prior written authorization is obtained from the Engineer, no payment will be allowed for any material weighed without using the electronic computerized weighing system.

2.	The scale computer shall store the following for each hauling vehicle utilized on the Project: vehicle identification number or the permanent commercial scales’ assigned unique vehicle identification number if so marked on the vehicle, the tractor license number, associated trailer license number(s) or the permanent commercial scales’ assigned unique vehicle identification number(s) if so marked on the trailer, tare weight, and maximum allowable vehicle weight (MAVW).

Vehicles shall be tared a minimum of once daily by the scale operator. The Engineer may request additional tares to be done at any time the scale is operational. The Engineer may also require that he be present when tares are done.

The MAVW shall be calculated by the Engineer and a listing of all vehicles and their MAVW(s) will be placed in the scalehouse by the Engineer. The MAVW will be the maximum allowable legal weight, as determined by the Engineer when overloads cannot be hauled in the traffic stream; the manufacturer’s recommended maximum allowable gross vehicle weight as certified by the Contractor when on-road vehicles are allowed to haul overloads in the traffic stream; or an arbitrary number of 500,000 pounds when the Engineer allows unrestricted overloads out of the traffic stream.

The scale operator shall only utilize MAVWs which have been provided by the Engineer in writing. No tickets shall be issued to a vehicle until the Engineer provides the MAVW.

3.	During weighing operations, the electronic computerized weighing system shall compare each vehicle’s gross weight to its MAVW. If the vehicle exceeds its MAVW the system shall alert the scale operator that an “overload” exists and the system shall not issue a ticket.

No payment will be made for any material hauled in a vehicle which is not in conformance with the requirements of Subsection 105-1.12, Load Restrictions, and this Subsection. Non-conforming vehicles shall dump sufficient material so that they conform, and then be re-weighed.

4.	The computer system shall have a battery backup as well as protection for power surges or brown outs. The computer system shall be capable of retaining all stored data during a power outage and shall be operable during a power outage to allow shutdown of the hard drive without the loss of information.

TICKETS

The ticket printer furnished by the Contractor shall print a legible weigh ticket for the Engineer on continuous feed 10 kg (4.5 lb.) paper with nominal dimensions of 215 mm (8 ½ inch) by 140 mm (5 ½ inch), and with the following information on each ticket in the order listed:

a.	Sequential ticket number (8 digits, the first 3 digits being a Project code, the next being a product code [A, B, and C for the borrow classifications, D for Crushed Aggregate Base Course, E for asphalt, etc., as directed by the Engineer], and the last 4 digits being the sequential number for each product).

The permanent commercial scales may use “load number” to count the sequential loads for the Project. The load number shall be the different for each project and product hauled, and shall be reset to “0” at the beginning of each shift.

Whichever is used, this number shall be output to the data diskette given to the Engineer as Field 1, TKT.

b.	Project information (20 digits, the first 5 being the Project AKSAS number, the next 11 for the Project name, and the last 4 for a materials source reference).

c.	Date and Time of Dispatch (24 hour time).

d.	Pay Item name in words with “-Job Total”, “-Shift Total”, “-Daily Total”, or “- Cumulative” Tons (A cumulative product total for this shift and ticket sequence, in tons).

e.	Vehicle identification number, license number, and trailer license number(s). The permanent commercial scales may assign a permanently affixed tractor and trailer vehicle identification numbers, and shall maintain a current record of the corresponding license numbers.

f.	MAVW, as provided by the Engineer in writing.

g.	Gross weight in pounds.

h.	Tare weight in pounds.

I.	Net weight in pounds.

All of the above items are to be printed by the ticket printer with a minimum of a 12 point font, and items b. and c. above shall not be pre-printed. After printing, the weigh ticket shall be automatically advanced to a position where it can be torn off at a perforation and handed to the driver.

TRANSACTION SUMMARY REPORT PRINTER

The electronic computerized weighing system shall include a sequential Transaction Summary Report printer that will print out all transactions (keystrokes) made by the computer concurrently with the ticket printer. For permanent commercial scales, the Transaction Summary Report may be printed at the end of the company’s daily shift with the Engineer’s approval. The printer shall print all scales transactions including tares, voided tickets, and data changes made by the scale operator. The printer shall allow for the paper to be manually advanced so that the scale operator can write notes on the paper when special situations occur such as voided tickets, incorrect hauling unit number used, etc., which shall also be noted in the Scales Diary as provided under Subsection 109-1.02, Measurement of Quantities.

Transaction Summary Reports will be printed concurrently, or at the end of the shift in the case of a commercial scale if approved by the Engineer. The Report shall include the following information:

a.	Project number (first 5 characters of Field 11, PROJECT).

b.	Date (Field 2, DATE).

c.	Pay item.

d.	Materials source number (last 3 or first 2 characters of Field 10, PRODUCT, at the Engineer’s option).

e.	Sequential ticket number, or load number, at the Engineer’s option.

The sequential weigh ticket number shall be set to “1” at time 0:00 (12:00 PM) or prior to the first load being hauled at the beginning of each shift for each unique project number, pit number, and pay item combination. The project information,

date, pay item, hauling unit identification number(s), their MAVW’s, and the scale operator’s name shall also be able to be set by the scale operator. Tare weights shall only be able to be changed by a tare weighing operation.

DATA DISKETTES

The electronic computerized weigh system shall also provide the Engineer with a 3½-inch high-density diskette at the end of the shift. The disk shall record all ticket information which was produced during the shift.

The data shall be stored in two files with the same information but different formats. The first file shall be in dBASE IV format (IBM) and shall be useable by the program without any conversion or manipulation. The naming convention for this file shall be “yymmdd.dbf”. The second file shall be a raw data file in ASCII format with fields separated by commas, character fields enclosed in double quotes, a carriage return at the end of each record, and an end-of-file-mark following the last record. The naming convention for this file shall be “yymmdd.csv”. If more than one scale is used on the Project, a scale location designation acceptable to the Engineer shall be utilized for the 7th and 8th characters of the filename.

If the Contractor is hauling from a permanent commercial scales operation, then the commercial vendor shall download his hard drive directly to a disk with out conversion or manipulation at the end of the shift. He shall also provide conversion programs and training so that data can be converted into the information the Engineers requires.

In the event both data files on the diskette are not completely useable to obtain all truck weighing data, the Contractor shall correct, construct, or reconstruct the data file utilizing the sequential Transaction Summary Report or other information, as directed by the Engineer, as a data source. No payment will be made for any hauled material on a given date until an accurate “daily” data file has been delivered to the Engineer. If written permission is obtained from the Engineer to weigh without the electronic computerized weighing system for a minor equipment failure, a data file, acceptable to the Engineer, shall be constructed as described above.

The fields for each record shall be in the following format and order. Other data fields may also be provided but shall follow the fields in the required format.

|  | Field | Field Name | Type | Width |
| --- | --- | --- | --- | --- |
|  | 1 | TKT | Character | 4 (right justified w/leading blanks) |
|  | 2 | DATE | Character | 8 (mm/dd/yy) |
|  | 3 | TIME | Character | 5 (hh:mm) (24 hour) |
|  | 4 | UNIT_ID | Character | 5 (right justified w/leading blanks) |
|  | 5 | MAVW | Numeric | 6 (pounds) |
|  | 6 | GROSS | Numeric | 6 (pounds) |
|  | 7 | TARE | Numeric | 6 (pounds) |
|  | 8 | NET | Numeric | 6 (pounds) |
|  | 9 | COMMENTS | Character | 20 |
|  | 10 | PRODUCT | Character | 20 |
|  | 11 | PROJECT | Character | 20 |

The system shall be able to generate the summary report, either during or at the end of the day or shift, which summarizes the number of loads and total net weight for each Date, Project, and Product. The original of the end of day report shall be given to the Engineer at the end of each shift.

A user instructional manual shall be available for each scale which explains the complete scale operation. A copy of this manual shall be kept in each scalehouse and be available for review by the Engineer at all times.

In the event that extra construction engineering expenses are incurred due to checking non-machine data entries or other data irregularities, an amount equal to the value of those expenses will be deducted from the value of the item before payment.

(5/2/96)R211

644-4.01 BASIS OF PAYMENT. Add the following: Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory.(3/4/97)R63

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01 DESCRIPTION. This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved. The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 OBJECTIVE. Training and upgrading of minorities and women toward journey status is the primary objective of this program. The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision. Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.I, 7.j, and 7.1, located in the "green pages" of this document.

645-3.01 GENERAL. The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.

Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following: contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive. Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor. Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed. It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project. Existing USDOL/BAT apprentices should already have a copy of their program. No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee. The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02 WAGES. Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period. Trainee wages shall be identified on Form 25A310. Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program. Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03 SUBCONTRACTS. In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor. Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate. However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01 METHOD OF MEASUREMENT. The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls. There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section. Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 BASIS OF PAYMENT. Payment will be made at the contract unit price for each hour of training credited. Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project. No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry. Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program. Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment.

Number of hours of training not provided, times the journey worker hourly scale plus benefits. The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program,	Labor Hour

1 Trainees/Apprentices

(10/29/91)S16

Add the following Section:

SECTION 646

EQUIPMENT RENTAL

Special Provisions

646-1.01 DESCRIPTION. This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer. Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions. These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers. In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

646-2.01 EQUIPMENT FURNISHED. In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer. The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements. The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work. The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production. The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating. Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

646-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity. All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work. Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

646-3.01 CONSTRUCTION REQUIREMENTS. The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project. The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer Each day's activity will

be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

646-4.01 METHOD OF MEASUREMENT. The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer. The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment. Travel time to or from the project, will not be authorized for payment.

646-5.01 BASIS OF PAYMENT. The pertinent contract bid price per hour for the equipment shown in the Bid Schedule shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

646(1)	Wide Pad Dozer, 65-HP Minimum	Hour

(6/25/92)R15

Add the following Section:

SECTION 650

PARK FACILITIES

650-1.01 DESCRIPTION.  This work shall consist of furnishing, constructing and placing park facilities in conformance with the plans and Special Provisions.

650-1.02 APPLICABLE ACCESSIBILITY STANDARD.  Americans with Disabilities Act (ADA) Accessibility Guidelines for Buildings and Facilities.

650-1.03 SUBMITTALS.  Submittals are required for materials.  Submittal approval by Department required prior to incorporation of materials into work.  Complete submittal information is required to be on the job site at all times during the construction of the vaulted toilets.  Contractor shall make materials available for inspection in a convenient manner, at the time of arrival, for conformance with the submittal information and contract documents.  Materials found to differ from contract specifications shall be replaced at no additional expense to Department.

650-1.04 SUBSTITUTIONS.  Substitutions will be made in accordance with Subsection 106-1.01.

MATERIALS

650-2.01 GENERAL.  All materials shall be new and conform to the details shown on the plans or as specified.

650-2.02 GALVANIZING.  Conform to AASHTO M111 or M232 (ASTM A123 or A153)

650-2.03 BACKFILL.  Selected Material, Type A conforming to Subsection 703-2.07.

650-2.04 CONCRETE.  5-Sack and 6-Sack Concrete conforming to Section 501.

650-2.05 WOOD.  Conform to Section 713.  Wood species shall be Douglas Fir, Western Hemlock or Hem-fir except for logs, or otherwise specified.

1.	Dimensional.  Dimensional lumber and timbers are shown on the plans in nominal dimensions, i.e.; 2x4, indicating surfaced four sides (S4S) or planed material.  Use classification for light framing shall be Construction Grade.  Use classification for structural joists and planks shall be No. 2 Grade or Better.  Manufacturing classification shall be Dressed (Surfaced) Lumber.  Size classification shall be Nominal Size Designations of Boards, Dimension, and Timbers.

2.	Rough Cut.  Unless otherwise indicated, rough cut lumber and timbers are shown on the plans in actual dimensions, i.e.; 2"x4", indicating rough cut material. Use classification shall be Structural Lumber, No. 2 Grade or Better. Manufacturing classification shall be Rough Lumber.  Size classification shall be Rough Dry Sizes.

3.	Logs.  Logs for Interpretive signs shall be hand peeled to the average diameter specified and free of checks and splits greater than 1/4 inches wide.  Logs with spiral cracks will not be allowed.  Logs for all signs shall be of the same species and shade of wood.  Moisture content of the logs shall not exceed 15% as determined by test method ASTM D 4444.  All shop or field cut logs shall be sealed with three coats of wood preservative in accordance with the manufacturers recommendations.  Below ground preservative shall extend from the bottom of the logs (foundation logs only) to a minimum of 12 inches above the ground surface.

650-2.06 TREATED WOOD. Wood shall conform to Subsection 650-2.05.  Treatment shall be as follows:

1.	Above Ground Applications.  Pressure treat lumber and timber with water borne salts preservative Chromated Copper Arsenate Type C (CCA-C) to a minimum retention of 0.40 pounds per cubic foot or to refusal. Treated materials shall be pigmented uniformly brown in color by treater and nonincised.  This type of treated wood is commonly used for residential decks for above ground applications.  Incising may be used on 4x and thicker material to obtain minimum retention.

2.	Ground Contact Applications.  Pressure treat lumber and timber with water borne salts preservative to  Chromated Copper Arsenate Type C (CCA-C) to a minimum retention of 0.60 pounds per cubic foot.  Exposed treated materials shall be pigmented uniformly brown in color by treater.

650-2.07 SIGNS.  Fabricate sign panels to the dimensions shown on plans.  Metal sign panels shall be 0.080 inch thick alloy 6061-T6 aluminum.  Wood sign panels shall be medium density overlay plywood.  Signs shall have Type II (medium intensity) reflective sheeting background with color as specified.  White high intensity sheeting for symbols, letters, and borders shall match 3M Scotchlite Reflective Sheeting #2290.  Brown medium intensity sheeting for background shall match 3M Scotchlite Reflective Sheeting #2279.

650-2.08 PAINT.  Unless otherwise specified, use the following paint types and colors, or approved equals:

1.	Solid Oil Stain.  Exterior alkyd flat finish stain, color russet.  Color-Shield 4000 #63-138 Russett as manufactured by Preservative Paint Company, Russet as manufactured by Pittsburgh Paint Company, or Olympic Russet as manufactured by Pittsburgh Paint Company , or Olympic Russet, as manufactured by PPG Architectural Finishes, Inc.  Submit color samples of proposed substitutions for approval.

2.	Semi-Transparent Oil Stain.  Exterior alkyd based stain, color to match solid oil stain russet.  Stains for pressure treated wood shall be recommended by manufacturer for use on pressure treated wood.

3.	Clear Wood Finish.  Clear wood finish shall be penetrating oil base stain formulated for water repellency.

4.	Metal Primer Paint. As recommend by enamel paint manufacturer.

5.	Enamel Paint.  Exterior alkyd base gloss enamel.  Color to match solid oil stain color.

6.	Concrete Sealer.  Clear acrylic copolymer conforming to AASHTO M-148 (ASTM C 309)  Standard Specification for Liquid Membrane-Forming Compounds for Curing Concrete, for Type 1 compounds.

7.	Above Ground Wood Preservative.  Brown preservative with active ingredient of minimum 9.08 percent copper naphthenate (equivalent to minimum 1 percent metallic copper).  Color to be approved by Engineer.

8.	Below Ground Wood Preservative. Preservative with active ingredient of minimum 18.16 percent copper naphthenate (equivalent to minimum 2 percent metallic copper).

9.	End Cut Preservative for Treated Wood.  Brown preservative with active ingredient of minimum 18.16 percent copper naphthenate (equivalent to minimum 2 percent metallic copper).  Color to match preservative pressure treatment color.

Paint that has been frozen or is out of date shall be replaced at no additional cost to the Department.

650-2.09 STRUCTURAL STEEL.  Structural steel shall conform to the requirements of ASTM Specification A 36, for Structural Steel.

650-2.10  FASTENERS.  Commercial quality and type hardware as required to securely hold all members in place in accordance with National Design Specifications.  Nails and lag screws shall be hot dipped galvanized.  All other fasteners shall be corrosion resistant.  Fasteners in pressure treated wood shall be hot dipped galvanized.  Nails and wood screws below grade in pressure treated wood shall be stainless steel.

650-2.11 PARK BENCH, TYPE A. Six foot long surface mount flat bench Homestead series Model 4 by Victor Stanley, Inc. (1-800-762-2573), Model PWB/G-6 by Pilot Rock Park Equipment (1-800-762-5002), Model RJT-WB/G-6 by Upbeat, Incorporated (1-800-325-3047), or approved equal.

Bench shall have two each, one piece, all welded metal frames consisting of seat bracket of 3/8 inch thick by 4 inch flat steel bar, steel post leg, and surface mount foot of 3/8 inch thick by 4 inch flat steel bar.  Steel posts shall e 2 1/2 inch square tube or 3 inch diameter pipe.  Frames shall be galvanized or black powder coated after fabrication.  four timbers mount with 3/8 inch carriage bolts to the seat brackets.

Four each 3x4 or 3 inch by 4 inch seat slats mount with 3/8 inc carriage bolts to the seat brackets.  Slats shall be redwood or preservative pressure treated pine or fir, surfaced four sides, drilled for bolts, shall have all exposed edges removed to a 3/8 inch radius, and shall have factory applied clear sealer.

650-2.12 BARRIER ROCK.  Barrier rocks shall be a minimum 3 feet diameter when measured in any direction.  Seat rocks are barrier rocks that have one relatively flat surface and can be used for a seat when installed in the ground Seat rocks shall be selected by the Engineer from the Contractor’s rock source.

650-2.13 INTERPRETIVE KIOSK, TYPE B.  Conform to Drawing S-10, Interpretive Kiosk, Type B.  Interpretive panel frame, bulletin board frame and 2x6 concrete column forms shall be surfaced four sides clear cedar.  Column bases shall be painted or corrosion resistant column base for embedment in wet concrete to connect wood post to concrete footing.  Size column base to dimension of post.  Rough cut posts shall have full dimension column bases.  Stirrup shall be provided with holes for two galvanized bolts with washers.

| Post Size | Base Plate Gage & Dimension | Stirrup Material | Post Bolts | Allowable Uplift Loads |
| --- | --- | --- | --- | --- |
| 8" X 8" | 7 ga & 8" X 8" | 3 ga x 3" strap | 2 each 3/4" | 6,650 pounds |

650-2.15 GOLD RUSH INTERPRETIVE SIGN. Conform to Drawings.  Galvanized steel frame after fabrication.  Column bases shall be painted or corrosion resistant column base for embedment in wet concrete to connect wood post to concrete footing.  size column base to dimension of post.  Rough cut posts shall have full dimension column bases.  Stirrup shall be provided with holes for two galvanized bolts with washers.

| Post Size | Base Plate Gage & Dimension | Stirrup Material | Post Bolts | Allowable Uplift Loads |
| --- | --- | --- | --- | --- |
| 8" X 8" | 7 ga & 8" X 8" | 3 ga x 3" strap | 2 each 3/4" | 6,650 pounds |

CONSTRUCTION REQUIREMENTS

650-3.01  GENERAL.  Location shown on the drawings of park facilities are approximate.  The Engineer will field locate park facilities at the time of construction.

650-3.02 EXCAVATION AND BACKFILL.  Conform to the requirements of Section 204 and the details on the plans.  The removal and disposal of native material will be done at the direction of the Engineer.

650-3.03 CONCRETE.  Conform to the requirements of Section 501 and the details on the plans.

650-3.04 WOOD.  Competent carpenters shall be employed and all framing shall be true and exact.  Unless otherwise specified, nails and spikes shall be handdriven with just sufficient force to set the heads flush with the surface of wood.  Power nail guns are prohibited.  All non-removable shipping, storage, weathering and erection marks on fabricated lumber shall be located so as to be hidden from view in the completed work.  Use of damaged lumber shall not be allowed.  Store on-site lumber above the ground and protected from damage and weathering.

Predrill and countersink connections to prevent splitting.  Flare openings to aid drainage.  Holes for round drift-bolts and dowels shall be bored with a bit 1/16 inch smaller in diameter than that of the bolt or dowel used.  Holes for machine and carriage bolts shall be bored with a bit of the same diameter as that of the bolt.  Holes for lag screws shall be bored with a bit not larger than the body of the screw at the root of the thread.

Unless otherwise specified, USS flat washers shall be used in contact with all bolt heads and nuts that would otherwise be in contact with wood.

650-3.05 PAINT.  Deliver in sealed containers with labels legible and intact.  Remove dirt, grease, oil and other construction debris prior to painting.  Insure that surfaces to be painted are even, smooth, sound, clean, dry, and free from defects affecting proper application.  Metal surfaces to receive paint shall be corrosion free.  Apply per manufacturer's recommendations.  Apply paint material evenly without runs, sags, or other defects.  Work each coat into the material being coated at an average rate of coverage recommended by the manufacturer.  Cover surfaces completely to provide uniform color and appearance.  Remove all paint, stain, or other finish material where it has spilled or spattered.

1.	General.  Unless otherwise specified, schedule finishes as follows:

a.	Non-Treated Wood, Surfaced.  Finish surfaces not scheduled to receive stain or clear wood finish with wood preservative.

b.	Non-Treated Wood, Rough Cut.  Saturate below and above ground surfaces not scheduled to receive stain with wood preservative.

c.	Treated Wood, Hidden.  Dados, cut ends, drilled holes and field cuts in wood materials shall be brush coated to saturation with end cut preservative.

d.	Treated Wood, Exposed.  Saturate cut surfaces with scheduled finish. Finish surfaces not scheduled to receive stain with wood preservative.

e.	Concrete.  Seal exposed concrete surfaces.

f.	Metal.  Prime and paint exposed metal surfaces that are not fabricated of corrosion resistant material or galvanized.  Zinc chromate primer shall be applied at temperatures between 45 and 90 degrees Fahrenheit unless otherwise specified by the manufacturer and approved by the Engineer.

2.	Park Bench, Type A

a.	Wood. Factory applied Clear Sealer.

b.	Metal.  Powder coated or Galvanized.  No additional finish required

3.	Interpretive Kiosk, Type B.

a.	Interp./Bulletin Board Frame and Exposed T&G Wood.  Clear Wood Finish

b.	Other Wood.  Semi-Transparent Oil Stain

c.	Metal.  Primer and Enamel Paint

d.	Bulletin Board Sound Board.  Off White Flat Latex Paint

4.	Barrier Rail

a.	Wood.  Semi-Transparent Oil Stain

5.	Removable Barrier Post

a.	Wood. Semi-Transparent Oil Stain.

b.	Metal.  Primer and Enamel Paint.

6.	Gold Rush Interpretive Sign

a.	Wood.  Semi-Transparent Oil Stain.

b.	Frame and Bracket Metal.  Galvanized, no finish required.

c.	Other metal. Primer and Enamel Paint

7.	Interpretive Sign

a.	Logs. Clear wood finish.

b.	Other Wood. Clear wood finish.

650-3.06 PARK BENCH, TYPE A. Install stationary model bench foundation in accordance with plans and manufacturer’s recommendations.

Attach surface mount model bench to concrete and wood deck surfaces in accordance with manufacturer’s recommendations.  Install additional blocking under wood decking at bench attachment locations.

650-3.07 BARRIER ROCK. Place barrier rocks 4 feet apart, edge to edge, with approximately 20 percent of the height of each rock set below ground level.  When finish surface is pavement, place barrier rocks prior to the paving operation.  Cutting pavement to place barrier rocks and then patching is not acceptable.  Place seat rocks with 18 to 24 inch seat height and a minimum of 20 percent of the height of rock set below ground level.

650-3.08  INTERPRETIVE KIOSK, TYPE B Construct in accordance with the plans.

650-3.09 BARRIER RAIL. Construct in accordance with standard Drawing P-5, Barrier Rail, Barrier post, and Removable Barrier Post.

650-3.10 REMOVABLE BARRIER POST. Construct in accordance with Standard Drawing P-5, Barrier Rail, Barrier Post, and Removable Barrier Post.  Install sings as shown on the plans.  Attach signs with four #12 x 1 3/4 inch round head stainless steel one-way tapping screws, one in each corner.

650-3.11 GOLD RUSH INTERPRETIVE SIGN. Construct in accordance with the plans.

650-4.01 METHOD OF MEASUREMENT.  Park facilities with the unit measure “each” will be measured by the actual number of facilities completed and accepted.

Item 650(16) Barrier Rail shall be measured by the foot installed and accepted.

650-5.01 BASIS OF PAYMENT.  The accepted quantity of park facilities will be paid for at the contract unit price per unit of measurement for the type specified completed in place, and listed below excluding all clearing, grubbing, topsoil and crushed aggregate base course, which shall be paid for separately at contract unit prices.  Excavation, concrete, hardware, and other material required to complete the Interpretive Sign Installation will not be paid for separately, but will be subsidiary to 650(98) Interpretive Sign

The materials and labor to install the three 6 inch steel posts in front of the vaulted toilet will be subsidiary to the 650 Items.

Payment will be made under:

Pay Item No.	Pay Item		Pay Unit

650(3A)	Park Bench, Type A	Each

650(16)	Barrier Rail	Linear Foot

650(20)	Removable Barrier Post	Each

650(21)	Barrier Rock	Each

650(30B)	Interpretive Kiosk, Type B	Each

650(98)	Interpretive Sign	Each

Add the following Section:

SECTION 654

VAULTED TOILET

654-1.01 DESCRIPTION.  This work consists of constructing vaulted toilets in conformance with the plans and specifications.

654-1.02 APPLICABLE STANDARD DRAWING.  Division of Parks and Outdoor Recreation Standard Drawing R-7, Vaulted Toilet.

654-1.03 APPLICABLE ACCESSIBILITY STANDARD.  Americans with Disabilities Act (ADA) Accessibility Guidelines for Buildings and Facilities.

654-1.04 SUBMITTALS.  Submittals are required for materials.  Submittal approval by Department required prior to incorporation of materials into work.  Complete submittal information is required to be on the job site at all times during the construction of the vaulted toilets.  Contractor shall make materials available for inspection in a convenient manner, at the time of arrival, for conformance with the submittal information and contract documents.  Materials found to differ from contract specifications shall be replaced at no additional expense to Department.

654-1.05 SUBSTITUTIONS.  Substitutions will be made in accordance with Subsection 106-1.01.

MATERIALS

654-2.01 GENERAL.  Materials shall be new and conform to the details shown on the plans or as specified.  A list of approved products is available upon request.

654-2.02 BACKFILL.  Material will be Selected Material, Type A conforming to Subsection 703-2.07.

654-2.03 CRUSHED AGGREGATE SURFACING. Crushed aggregate base course, grading D-1 conforming to Section 301.

654-2.04 CONCRETE.  5-Sack and 6-Sack Concrete conforming to Section 501.

654-2.05 REINFORCEMENT STEEL.  Reinforcing steel shall conform to Subsection 709-2.01.

654-2.06 FASTENERS.  Commercial quality and type of nails and screws as required to securely hold all members in place in accordance with National Design Specifications.  Nails shall be hot dipped galvanized.  All other fasteners shall be corrosion resistant.

654-2.07 STEEL CONNECTORS FOR WOOD CONSTRUCTION.

1.	Post Cap/Base.  Dual-purpose post cap/base combination for light post cap or post base connections.  Constructed of 18 gauge galvanized steel for 4 by posts and timbers, designed for allowable loads of 980 pounds uplift and 1,000 pounds lateral.

2.	Elevated Post Base.  Painted steel elevated post base for connecting 4 by 4 wood post to concrete floor.  Connector constructed of 12 gauge post base plate and 1 1/16" outside diameter by 8" pipe, designed for allowable loads of 1,070 pounds uplift, 3,465 pounds down force, and 800 pounds lateral.  The pipe portion of connector to be installed in concrete floor at time of pour.

654-2.08 LUMBER.  Conform to Section 713.  Lumber to be graded in accordance with Western Wood Products Association Grading Rules.  Species shall be Hem-Fir.  Light framing shall be Construction Grade.  Structural joists and planks shall be No. 2 Select Grade or better.

654-2.09 TREATED LUMBER.  Conform to Section 714.  Pressure treat lumber water borne salts preservatives Chromated Copper Arsenate (CCA), Ammonical Copper Arsenate (ACA), or Ammonical Copper Zinc Arsenate (ACZA).   Minimum retention shall be minimum 0.60 pounds per cubic foot.

654-2.10 SHEATHING MATERIALS.  Conform to the latest edition of U.S. Product Standard PS-1 and shall be identified with the appropriate grade-trademark of the American Plywood Association.

1.	Roof Sheathing.  5/8" APA 32/16 Rated Sheathing, C-D Interior with exterior glue.

2.	Siding.  5/8" APA 303-16 o.c., rough-sawn Texture 1-11, with grooves 4" o.c.  Siding should be from the same manufacturing lot to ensure consistent appearance.

3.	Soffits and Ceilings.  3/8" APA A-C Ext.

4.	Interior Walls.  ½" APA A-C Ext.

654-2.11 ROOF TRUSSES.  Roof trusses with 2x4 members shall be commercially manufactured for a minimum roof design live load of 100 pounds per square foot.

654-2.12 WOOD TRIM AND MOLDING.  Shall be free from warpage, stain, rot and other imperfections affecting strength, durability and appearance.

1.	Dimensional Interior Trim.  Common Pine, surfaced four sides.  Moisture content not to exceed 12 percent for interior trim.

2.	Dimensional Exterior Trim.  Tight knot Common Cedar with exposed surfaces rough cut.  Moisture content not to exceed 19 percent for exterior trim.

3.	Quarter Round Molding.  Conform to the Wood Moldings and Millwork Producers standard pattern WM 105 3/4 X 3/4, and shall be pine or hemlock.

654-2.13 FLASHING AND SHEET METAL.  Exposed fastener metal roof system with panel base metal steel conforming to ASTM A-446, Grade E, (80,000 psi minimum tensile strength) with a protective coating of zinc-aluminum alloy conforming to ASTM A-792-83, 45 percent zinc and 55 percent aluminum by weight applied to a thickness of 1.9 mils.  Alternate coatings proposed for substitution will not be accepted.  Exterior paint finish to be a 0.65 mil Polyester finish coat over a 0.2 mil baked-on epoxy primer.  Exterior color to match Denali Green by ASC Pacific, Inc.  Interior paint finish to be a 0.25 mil off-white backer over a 0.15 mil baked-on epoxy primer.

1.	Roof Panels.  Minimum 29 gauge, 36 inches wide panel with 9 inch on center roll-formed profile pattern consisting of three evenly spaced ribs, one tall rib followed by two shorter ribs.

2.	Gable Trim and Universal Ridge.  Shall be approximately 6 inches wide.

3.	Closure Strips.  Polyethylene foam type to fit panel profile or 1 inch by 1 inch universal closures.

4.	Sidelap Mastics.  Closed cell neoprene butyl.

5.	Vault Vent Pipe Flashing.  Flexible one piece, ultra-violet resistant, E.P.D.M. (ethylene-propylene diene monimer) rubber pipe flashing.

6.	Fasteners.  Metal to wood fasteners as recommended by the manufacturer.  Fastener length should assure penetration of at least one inch into the wood.  Fastener heads shall be prepainted the same color as roof panels.

654-2.14 ROOFING FELT.  15# dry felt saturated in hot asphalt.

654-2.15 JOINT SEALER.  Silicone caulking compound compatible with all surfaces encountered in the work.

654-2.16 DOOR AND HARDWARE.

1.	General.  Conform to the following:

a.	SDI-100,  Standard Steel Doors and Frames.

b.	DHI, Door Hardware Institute, the Installation of Commercial Steel Doors and Steel Frames, Insulated Steel Doors in Wood Frames and Builder's Hardware.

c.	ADA Accessibility Requirements.

2.	Door.  1 3/4 Inch thick, 36 inch x 84 inch insulated metal flush exterior door manufactured of 20 gauge cold rolled stretcher leveled steel.  Door shall be reinforced, stiffened, insulated, and sound deadened with a solid slab of expanded polystyrene foam permanently bonded to the inside of each face skin.  Lock rail shall be one piece full height 14 gauge pressed channel x elongated templating.  Hinge rail shall be one piece full height 14 gauge pressed channel, formed and tapped for hinges.  Top and bottom of door shall have 16 gauge steel closure channels.  Doors shall have beveled (1/8 inch in 2 inches) lock edge.  Door shall be bonderized and finished as standard with one coat of baked on prime coat paint.

3.	Door Jamb.  Metal door frame fabricated of galvanealed 18 gauge steel with unequal rabbet, 4 5/8 inch jamb depth, prepared for all hardware including deadbolt, "M" Type Flush Frame.  Omit sill.  Anchor system for jambs shall be the "Existing Wall Masonry Anchor".  Centerline of latchset strike shall be 40 5/16 inches from bottom of frame.  Centerline of deadlock strike shall be no higher than 48 inches above the finished floor.

4.	Hinges.  4½ Inch x 4½ inch full mortised spring hinges with concealed bearing, US26D, 1½ pair per leaf to fit metal door frame.

5.	Latchset.  Heavy duty commercial grade push/pull latchset with 2-3/4 inch backset, government standard #161 cutout, minimum ½ inch bolt throw,  US26D finish, non-handed, meeting ADA accessibility requirements.  1-1/2 inch x 4-1/2 inch handles to be mounted vertical with handles up and not projecting from door more than 2-5/8 inch.  Engraved with the word PULL on the exterior handle and the word PUSH on the interior handle.

6.	Indicator Deadlock.  Bore-in deadlock with US26D finish, ½ inch projection dead bolt, ADA accessible control inside, key or other emergency unlock mechanism outside.  When dead bolt is projected a visual message appears outside.  Message to be OCCUPIED and VACANT.

7.	Door Holder.  Surface type overhead door holder and shock absorber, ANSI 156.8, US26D, reversible non-handed for single acting doors, designed to engage and release door automatically by roller cam action with provisions for a control knob at the bottom of the channel to engage or disengage hold-open action.  Sliding member in channel shall have accessible adjustment screw to regulate hold-open tension.  Channel to be applied to door with sex bolts.  Arm to swing flush on top of channel when door is closed.

8.	Door Bottoms.  Pemko 321, Ultra DB057, Reese 602/603, or N.G.P. 198N.

654-2.17 WINDOW AND SOLAR CHIMNEY BOX PANELS.  Pebble finish clear polycarbonate sheeting.  Window panels to be 3/16 inch thick.  Solar chimney box panels to be 1/8 inch thick.

654-2.18 PAINT.  The following paint types, or approved equals, are specified:

1. 	Epoxy Paint.  Two component cross linked epoxy paint, semi-gloss, color white.  Two component waterborne epoxy with performance equal to solvent borne epoxies may be used.

2.	Oil Stain.  Solid oil base stain, flat, color russet.  Color-Shield 4000 #63-138 Russett as manufactured by Preservative Paint Company, Russet as manufactured by Pittsburgh Paint Company, or Olympic Russet as manufactured by PPG Architectural Finishes, Inc.

3.	Alkyd Semi-Gloss Enamel.  Color to match oil stain.

4.	Paint for Plastic Vent Pipe.  Exterior latex base paint, color black.

5.	Primer for Plastic Vent Pipe.  Primer specifically designed for painting plastic, color black.

6.	Concrete Sealer.  Clear acrylic copolymer conforming to AASHTO M-148 (ASTM C 309) Standard Specification for Liquid Membrane-Forming Compounds for Curing Concrete, for Type 1 compounds.

Paint that has been frozen or is out of date shall be replaced at no additional cost to the Department.

654-2.19 METAL VENT WITH SECURITY GRILLE.  Non-vision two piece steel inverted Y louvers with vandal proof design.  Louver blades and frame constructed of 18 gauge corrosion resistant steel.  Lattice grill is constructed of 16 gauge corrosion resistant steel with 3/4 inch openings and ¼ inch fret bars.  Door vent grill size is 14 inches high by 22 inches wide.  Wall vent grill size is 8 inches high by 42 inches wide.

INDICATE VENT LOCATION FOR YOUR PROJECT

Each toilet structure will have only one location of vent, door or wall.  Toilet will have wall vents only.

654-2.20 ACCESSIBLE TOILET ROOM SIGNS.  Tactile 3-D braille signs of high impact plexiglas conforming to Section 4.30 Signage, Americans with Disabilities Act.

1.	Handicap Symbol Sign.  6 Inch by 6 inch sign with white handicapped pictogram on brown background.

2.	Men/Women Restroom Sign.  6 Inch by 9 inch sign with white MEN/WOMEN pictogram, lettering, and braille on brown background.

654-2.21 METAL SIGNS.  Metal signs shall be fabricated to the dimensions shown.  Reflective sheeting shall be Type II (medium intensity) with white sheeting for symbols, letters, and borders, and brown sheeting for backgrounds.  Layout details of custom signs not shown shall conform to the Alaska Sign Design Specifications.  Sign sheets shall be alloy 6061-T6 aluminum, 0.080 inch or thicker.

The trash message sign shall be a 12 inch by 12 inch sign laid out as follows:

PLEASE HELP Help lower maintenance costs by properly disposing of trash and not placing trash in toilet. Please close toilet lid THANK YOU

654-2.22 TOILET ACCESSORIES.

1.	Grab Bar.  One piece 1½ inch outside diameter heavy duty stainless steel horizontal grab bar constructed to dimensions shown on the floor plan.  Meet ADA accessibility requirements.  Mounting flanges shall have exposed fasteners.

2.	Toilet Paper Dispenser.  3 roll toilet paper dispenser, Model TH-3 by Pilot Rock Park Equipment (1-800-762-5002), 3 Roll Toilet Paper Dispenser by Romtec, Inc. (503-496-3541), Aslin Three-Roll Dispenser (503-269-1903).

Dispenser is commercially manufactured of ¼ inch thick steel plate consisting of two L-shaped wall brackets and a cross bar to hold three rolls of toilet paper.  One leg of each wall bracket has three holes for fastening to 16 inch o.c. wall framing.  The other wall bracket leg is slotted to receive the cross bar.  The cross bar is wider than the standard center hole in a toilet paper roll to prevent removal of paper by rolling.  One end of the cross bar is bent so that it cannot be removed from the wall bracket from one direction.  The other end of the cross bar has a 3/8 inch padlock hole.  When padlocked, the cross bar cannot be removed from the wall brackets.  The dispenser has a gloss white enamel finish.

3.	Wardrobe Hook.  Single wardrobe hook, cast brass, with polished chrome finish, 2 1/8 inch projection, and 1 5/8 inch base height.

654-2.23 TOILET RISER ASSEMBLY.  18 Inch high smooth, white cross-linked polyethylene vault toilet riser, 7/8 inch thick white high impact polystyrene seat, and white high impact polystyrene cover.  Molded one piece design with not joints or seams.  Mounting hardware shall be stainless steel.  Riser Dimensions: 18" high from floor, 5 inch flange "skirt", 20 5/8 inch by 16½ inch oval.

654-2.24 TANK VENT SYSTEM.

1.	Pipe.  12 Inch diameter Schedule 40 plastic pipe, impermeable.

2.	Pipe Elbows.  12 Inch diameter 45 degree elbows Schedule 40 plastic pipe, impermeable.

3.	Pipe Support Wire.  Galvanized 12 gauge wire.

654-2.25 TOILET TANK.  837 Gallon steel tank fabricated in accordance with plans.  The inside and outside surfaces of tanks shall be coated with two coats of coal tar pitch solution after fabrication.  The coal tar pitch solution shall have an unthinned volatile organic compounds content of 2.60 pounds per gallon with 62 percent to 66 percent solids by volume.  Other coating satisfying requirements of the Alaska Department of Environmental Conservation may be used.  Bituminous coating shall not be acceptable as an equal.

654-2.26 MANHOLE COVER.  24 Inch cast iron manhole cover with 3-11/16 inch deep by 18-5/16 inch diameter lower section meeting Bureau of Reclamation Specification for Manhole Cover to fit over 15 inch pipe, modified to not have center lifting handle.  Unit weight of cover shall be approximately 50 pounds.

CONSTRUCTION REQUIREMENTS

654-3.01 SITE WORK.  Excavation and backfill shall conform to Section 204 and the details on the plans.  Finish ground profile within 10 feet of concrete pad to slope away from concrete pad for drainage.  Install finish surface around concrete pad so that no vertical break results at the point where the surfacing meets the concrete slab.  Portions of concrete pad that do not abut adjacent sidewalk or parking areas shall have minimum 1 foot shoulders and maximum 3:1 fill slopes.

654-3.02 CONCRETE.  Concrete shall conform to Section 501 and the details on the plans. Coordinate concrete placement with the Engineer at least 24 hours prior to the scheduled arrival of concrete.  Place concrete only after formwork has been accepted.

Reinforcing steel shall not be in contact with formwork or ground during concrete placement. If concrete block pieces are used in lieu of chairs, they shall not have a surface area greater than 9 square inches.

Slope concrete slab as shown on the drawings.  Floors of interior areas are to receive a hard trowel finish.  Exterior slab surfaces are to receive a broom finish with striations parallel to ridge of toilet building.  Finish concrete around manholes so that manhole covers bear evenly and flat around perimeter without gaps and irregularities.

Slope concrete ballast inside steel tanks from front to rear as shown on the drawings.  Concrete floor of steel tanks are to receive a hard trowel finish to facilitate tank cleaning.

Seal concrete using the specified product or approved equal in accordance with the manufacturers instructions.  Sealing ballast concrete is not required.  Apply sealant to sides of slab after forms have been removed.

Cover concrete with polyethylene film while concrete is still moist.  If concrete surface appears dry it should be wetted with a fine spray before sheeting is placed. If more than one sheet is used, sheets should be lapped minimum 18 inches.  Weight polyethylene to allow sheet(s) to remain in contact with concrete surface.  Polyethylene shall remain in place for at least 3 days.

Protect concrete against damage from construction operations and painting overspray.  Patch concrete damaged by construction operations in a manner acceptable to the Engineer.

654-3.03 ROUGH CARPENTRY.  Shall consist of wood framing, blocking, nailers, columns, beams, plates, roof sheathing and trusses, and rough hardware.  Use of damaged lumber shall not be allowed.  Store on-site lumber above the ground and protected from damage and weathering.

Sole plate shall be treated lumber, cut to a taper where required in order to level building.  Treat cut sole plate surfaces with 3 coats of copper naphthenate and install cut surfaces up.

Space roof trusses at equal distances.  Secure trusses in place prior to roof sheathing installation.  Install roof sheathing with long edge/face grain perpendicular to the framing and with joints staggered.  Butt joints, with a gap of 1/16" at panel edges and 1/8" at panel ends, and drive nails flush with surface of plywood.

Use box nails for rough carpentry unless otherwise noted.  Minimum nailing schedules are listed below.  Connections not listed shall conform to Uniform Building Code (UBC) Table 25-Q.

Connection				Fastening

1.  Top plate to stud, end nail                       	2-16d

2.  Stud to sole plate, end nail				   	2-16d

3.  Stud to sole plate, toe nail					   4-8d

4.  Doubled studs, face nail                 	16d at 24" o.c.

5.  Doubled top plates, face nail	16d at 16" o.c.

6.  Top plates, laps & intersections, face nail	2-16d

7.  Roof truss to plate, toenail                          	3-8d

8.  Built-up corner studs, face nail          	16d at 24" o.c.

9.  Roof sheathing to framing:

- Edge nailing	8d at 6" o.c.

- Interior nailing	8d at 12" o.c.

10.  Sole plate to floor	20-3/8" x 5" stud type

expansion bolt/washer/nut

11.  Post cap/base to post/timber 	½" by 4½" bolts

12.  Solar chimney box framing	1 5/8" c.r. drywall screws

654-3.04 FINISH CARPENTRY.  Shall consist of siding, A-C plywood panels, door jambs, window casings, fascia and trim.

All A-C plywood panels except on interior wall surfaces shall be installed with long edge/face grain perpendicular to the framing and with joints staggered.  Siding shall be installed long edge/face grain parallel to wall framing.  All joints shall occur on studs or 2 by 4 nailers with minimum bearing equal to plywood thickness.

Siding panels shall be full length except on endwalls.  Install endwall siding panels with horizontal joint occurring at the eave level horizontal trim board.  A plywood spacer strip is required along the bottom of the endwall siding panels.  Siding and bottom wall trim shall be separated from the concrete slab by ¼ inch to ½ inch gap.

Fascia shall be installed in long lengths, with end joints staggered over bearings.  Use scarf nailing joints between continuous pieces.  To prevent skippage marks caused by shrinkage, prime all exposed exterior sides to include scarf joints with one coat of oil stain prior to installation.

Trim and molding shall be installed full length, tight fit, and with end grain hidden.  Bevel cut top edge of baseboard trim to 45 degrees and caulk baseboard/floor joint with white silicone.

Install trim as follows:

Exterior Back Wall

Vertical Corner Trim (VCT) 	Floor to Soffit

Top & Bottom Horizontal Trim (HT) 	Between VCT

Window/Vent (W/V) VT *  	Between T&B HT

W/V HT *        	Between W/V VT

*  Position trim around vent perimeter with 1/8 inch clearance.

Exterior End Wall

Horizontal Trim (HT) @ 8'+    Between Rake Soffit

VCT	Floor to HT @ 8'+

HT @ Floor                   	Between VCT

Exterior Front Wall

VCT	Floor to Soffit

Top HT @ Soffit	Between VCT

VT @ Doors (VDT)	Floor to Top HT

HT Above Doors	Between VDT

HT @ Floor	Between VDT and VCT

Interior Trim

VDT	Floor to HT Above Door

HT Trim Above Door	Outside to Outside VDT

Baseboard (BB)	Miter Corners, Butt to VDT

Ceiling Trim (CT)	Miter at Corners

¼ Round Corner Molding	Butt @ CT, Cope @ BB

Perimeter Window Trim	Miter Corners

Center Window VT	Butt @ Perimeter Trim

Use box nails (bn) on rough cut cedar trim and T1-11 plywood.  Use finish nails (fn) on planed trim and exposed sanded plywood.  Minimum nailing schedules are listed below.  Connections not listed shall conform to Uniform Building Code (UBC) Table 25-Q.

Connection				Nailing

1.  T1-11 and roof sheathing to framing:

- Edge nailing	8d (bn) 6" o.c.

- Interior nailing	8d (bn) 12" o.c.

2.	Cedar trim:

- 1x3", 1x4, and 1x6 gable fascia	2-8d (bn) 16" o.c.

- 1x6 eave fascia to roof truss end	2-8d (bn)

3.	1x Pine trim	2-8d (fn) 16" o.c.

4.	Quarter round molding	1-8d (fn) 16" o.c.

5.	Soffits, ceilings and interior walls:

- Edge nailing	6d (fn) 6" o.c.

- Interior nailing	6d (fn) 12" o.c.

6.	Window casing to framing	2-8d (fn) 24" o.c.

7.	Solar chimney box trim	1 5/8" c.r. drywall screws

654-3.05 FLASHINGS AND SHEET METAL.  Store sheets and other roofing components above the ground and keep dry.  Steel roofing shall not come into contact with lead, aluminum, copper, alkalines, fertilizers, or acids.  Panels shall be clean and unmarked during and after erection.

Place roofing felt over plywood sheathing.  Lap felt 4 inches minimum at sides and top and 10 inches at ridge.

Position first roof panel at gable end away from prevailing wind and check for alignment with building structure.  Panels shall overhang sheathing at eave 2 inches as a drip edge.  Sidelap mastic shall be installed continuously along edge of panels.  Do not place fasteners through the sidelap mastic.  Install wood-metal screws at 24 inches on center at major ribs and stitch screws at 12 inches on center at sidelaps.

Align roof panels correctly prior to ridge cap installation.  Install closure strips under ridge cap and fasten through cap, closure strips, and roofing at each major rib.

Install closure strip under panel prior to flashing installation.  Fasten at 12 inches on center with stitch screws.

Apply gable trim to both roof sheeting ends.  Fasten at top and sides at 24 inches on center.

Install tank vent pipe flashing in accordance with flashing manufacturer's instructions.

654-3.06 SEALERS AND ADHESIVES.  Install adhesives and caulking as required and as recommended by the manufacturer.  Excess caulking or adhesives applied to finish surfaces shall be removed.  Caulking shall be installed without pin holes.  Voids over ¼ inch wide shall not be filled without the use of backing rod.  Caulking shall be compatible with the surface to which it is applied.

654-3.07 METAL DOORS.

1.	General.  Install door with 1 inch clearance between bottom of door and finish floor before installation of door sweep.  Adjust spring hinges to minimum tension that allows door to close and latch.  The maximum force for opening door should not be greater than 5 pounds.

2.	Metal Door Jambs.  Install per manufacturer's recommendations.  Inside and outside jamb faces to be flush with surface of wall panel.

3.	Overhead Door Holder.  Install overhead door holder to the exact manufacturer's measure to insure proper operation of the of the door.  Mount overhead door holder to have a 100 degree hold open position.

654-3.08 WINDOWS.  Install polycarbonate window panels with the pebble side facing the outside of the building.

654-3.09 SOLAR CHIMNEY BOX.  Assemble the solar chimney box and then install on roof.  The chimney box assembly has two horizontal polycarbonate panels with 12 3/4 inch diameter holes that allows the box to be lowered over the top of the tank vent pipe.  The chimney box is secured to the tank vent pipe with two screws through the top polycarbonate panel.

Predrill chimney components and assemble with 1 5/8 inch corrosion resistant drywall screws 6 inches on center.  Drill two holes at 45 degrees off vertical in the top polycarbonate panel as shown on the drawings to secure chimney box to tank vent pipe.  Apply clear silicone caulking as required to seal top panel to chimney box and tank vent pipe.  Cut bottom of trim on chimney box to match roofing profile.

654-3.10 PAINTING.  Deliver in sealed containers with labels legible and intact.  Protect latex paints from freezing.

Remove dirt, grease, oil and other construction debris prior to painting.  Remove and protect hardware, accessories, factory-finished work and similar items or provide ample in-place protection.  Remove paint in an approved manner from portions of the work not adequately protected from painting operations.  Upon completion of each space, carefully replace all removed items.  Use only skilled tradesmen for removal, replacement and protection.  Cover and protect finished work of other trades and surfaces not to be painted.  Use drop cloths of adequate size to protect adjacent areas.

Insure that surfaces to which painting and other finishing are to be applied are even, smooth, sound, clean, dry, and free from defects affecting proper application.

Fill joints, fastener indentations and other imperfects on interior wood surfaces, and exterior A-C plywood surfaces with Fixall or other acceptable wood filler compound.  Allow filler compound to dry two days prior to painting.  Sand entire surface of plywood sheets prior to painting interior wood surfaces.

Metal surfaces to receive paint shall be corrosion free.  Repair damaged surfaces with bonding agent prior to painting.  Door and other metal items which have been damaged beyond repair, in the opinion of the Engineer, shall not be installed.

Clean plastic tank vent pipes and elbows with denatured alcohol immediately prior to application of prime coat.  Allow prime coat to dry in accordance with manufacturer's recommendations.

Apply paint material evenly without runs, sags, or other defects.  Work each coat into the material being coated at an average rate of coverage recommended by the manufacturer.  Cover surfaces completely to provide uniform color and appearance.  Leave moldings, trim, ornaments, edges, and millwork clean and true to details without excess paint in corners or depressions.  Make edges of paint adjoining other materials or colors sharp and clean, and without overlaps.  Do not apply succeeding coats until the undercoat is thoroughly dry unless recommended otherwise by the manufacturer.

Apply finishes as follows:

LOCATION				FINISH

Interior wood and metal surfaces1,3	2 coats epoxy

Exterior wood surfaces2	2 coats oil stain

Exterior metal surfaces1,3	1 coat alkyd semi-gloss enamel

Door edges3             	1 coat alkyd semi-gloss enamel

Visible plastic vent pipe	1 coat vinyl primer, 1 coat vinyl paint

Notes:

(1)	Spray paint door/wall vent grilles.

(2)	Oil stain shall be applied to all wood surfaces visible in wall vent holes and solar chimney box.

(3)	Do not paint door handles, hinges, latches, weather stripping, bottoms or holders.

Oil stain shall be applied at temperatures between 45 and 90 degrees F.  Drying time between coats shall be at least 18 hours unless otherwise approved by the Engineer.

Alkyd semi-gloss enamel shall not be applied below 45 degrees.

Epoxy paint shall be applied at temperatures between 50 and 95 degrees Fahrenheit.  Lightly sand between coats of epoxy paint to ensure that surface finish is smooth to the touch.  Drying time between coats shall be as follows:

Room Temperature

(Degrees Fahrenheit)		Drying Time

50			3 days

60			2 days

75	  		24 hours

95 	  		12 hours

Remove all paint, stain, or other finish material where it has spilled or spattered.

654-3.11 DOOR AND WALL VENTS.  Attach vents with #10 x 3/4 inch round head stainless steel one-way tapping screws.

654-3.12 TOILET ROOM ACCESSORIES.  Attach toilet accessories with round head stainless steel one-way tapping screws.

Grab bar shall be installed with centerline of bar 33-36 inches above finish floor.  Attach with  #12 x 1 3/4 inch screws.

Toilet paper dispenser shall be center on the toilet paper dispenser blocking as shown on the plans at 26 inches above finish floor.  Attach with  #12 x 1 3/4 inch screws.

Wardrobe hook shall be installed on the interior center wall, 24 inches from the doorway wall and at 54 inches above finish floor.

654-3.13 SIGNS.  Install signs as shown on the plans.  Attach signs with four inch round head stainless steel one-way tapping screws, one in each corner.  Select hole location in corners of sign to minimize obstruction of message and to present a neat appearance.

654-3.14 TOILET RISER ASSEMBLY.  Fasten riser flange to floor with six #8 x 1 inch stainless steel pan head slotted tapping screws with ¼ inch outside diameter lead screw expansion anchors.  Apply liberal amount of silicone sealant between the hole in the concrete slab and toilet riser.  Toilet risers displaying cracks on outside surface shall not be installed.

654-3.15 TANK VENT SYSTEM.  Insure that tank vent pipe is installed plumb above roof line.  The solar chimney box attaches to the vent pipe and will not be plumb unless the vent pipe is plumb.  Use PVC glue at all pipe/elbow connections.  Apply silicone at tank vent flange connection.  Using a length of 12 gauge galvanized wire, secure vent pipe to top wall plate to prevent separation at pipe to tank connection.  Paint the top 4 feet of the vent pipe.

654-3.16 TOILET TANKS.  Tanks shall be inspected for conformance with contract documents and damage prior to installation.  Distortion caused by welding heat or other causes shall be repaired prior to installation.  Scrapes or other damage which occurs to the tank coating shall be repaired in a manner acceptable to the Engineer prior to placement.  Install as shown on the drawings.  Secure tank openings with temporary closures until manhole covers and toilet risers are installed.

654-3.17 MANHOLE COVER.  Manhole cover shall be inspected at the time of arrival.  Protect manhole cover from concrete spatter.

654-4.01 METHOD OF MEASUREMENT.  Measurement will be the actual number of vaulted toilets completed and accepted.  Excavation, embankment and crushed aggregate surfacing within the vertical planes of the excavation shown of the vaulted toilet standard drawing are considered subsidiary to this item and will not be measured separately for payment.

654-5.01 BASIS OF PAYMENT.  The accepted quantity of vaulted toilets will be paid for at the contract unit price for each vaulted toilet completed in conformance with the plans and specifications excluding all clearing and grubbing.

The materials and labor to repair damaged or missing hardware on the vaulted toilet indicated on the plans will be subsidiary to the 654(1) Vaulted Toilet.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

654(1)	Vaulted Toilet	Each

(4/15/95)PARKS

SECTION 670

TRAFFIC MARKINGS

Special Provisions

670-1.01 DESCRIPTION. Add the following:  This work shall also consist of furnishing all labor, materials and equipment necessary to install preformed pavement markings.

670-4.01  METHOD OF MEASUREMENT.  Replace this subsection with the following:  Preformed pavement markings will not be measured for payment.

670-5.01  BASIS OF PAYMENT.  Replace this subsection with the following: Payment for applying preformed pavement markings shall be subsidiary to Item 401(9A).

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04 STORAGE AND APPLICATION TEMPERATURES. In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max". (5/12/89)M23

SECTION 703

AGGREGATES

Standard Modifications

703-2.03 AGGREGATE FOR BASE. Add the following to the list under the first paragraph:

Plastic Index		AASHTO		T90	6 max.

Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 1 inch | 100 |
| ¾ inch | 70-100 |
| ½ inch | 57-87 |
| _ inch | 50-79 |
| No. 4 | 35-58 |
| No. 8 | 20-47 |
| No. 30 | 10-26 |
| No. 50 | 6-19 |
| No. 200 | 0-6 |

(9/14/93)R117

703-2.04 AGGREGATE FOR PLANT MIX ASPHALT PAVEMENT. Replace this subsection with the following:

Coarse Aggregate. Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality. All material shall be free from clay balls, vegetative matter or other deleterious matters. Coarse aggregate shall not be coated with dirt or other finely divided mineral matter. In addition, coarse aggregate shall meet the following requirements:

| Percent of Wear | AASHTO T 96 | 45 max. |
| --- | --- | --- |
| Degradation Value | ATM T-13 | 30 min. |
| Percent Sodium Sulfate loss | AASHTO T 104 | 9 max. (5 cycles) |
| Percent Fracture | ATM T-4 | 80 min. single face |
| Thin-Elongated pieces | ATM T-9 | 8% max. |

Fine Aggregate. Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Test.

Blended Aggregate. The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  Blend sand and mineral filler shall be screened to pass the largest sieve opening specified in the asphalt concrete gradation. The fraction actually retained between any two consecutive sieves larger than the No. 100 shall be not less than 2 percent of the total. The size of samples for extraction will be in conformance with AASHTO T 164. Extracted gradations will be determined according to AASHTO T 30.

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| Sieve Designation | Gradation Designation |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Type I | Type II | Type III |
| 1 inch | 100 | - | - |
| 3/4 inch | 75-90 | 100 | - |
| ½ inch | 60-86 | 75-90 | 100 |
| 3/8 inch | 50-78 | 60-84 | 75-90 |
| No. 4 | 34-62 | 33-70 | 50-78 |
| No. 8 | 24-52 | 19-56 | 32-60 |
| No. 16 | 16-42 | 10-44 | 20-45 |
| No. 30 | 10-32 | 7-34 | 12-34 |
| No. 50 | 8-24 | 5-24 | 8-24 |
| No. 100 | 5-16 | 4-16 | 4-15 |
| No. 200 | 3-8 | 3-7 | 3-8 |

(9/17/96)R200

703-2.07 SELECTED MATERIAL. Add the following to Item 1., Selected Material, Type A: It shall have 20 to 55 percent by weight of particles passing the No. 4 sieve. (7/17/95)R89

All Type A Material must be less than 3 inches.

Add the following Subsection:

703-2.12 SEEDING AGGREGATE. Durable, washed, rounded river gravel containing no deleterious materials or staining substances such as iron oxides and iron pyrites.

Sieve Designation	Maximum % by Wt. Passing

1 ½ inch	100

3/4 inch	3

Submit seeding aggregate samples to Engineer for acceptance prior to placement.

SECTION 705

JOINT MATERIALS

Special Provisions

705-2.02  JOINT SEALER.  Delete this subsection and replace with the following:    Joint Sealant.  Joint sealant shall be a rapid cure, 100 percent silicone, self-leveling, two-part formulation, and cold applied.  Acid cure sealants are not acceptable.  Silicone sealant shall be compatible with the surface to which it is applied.  Silicone sealant shall meet the requirements as shown in Table 1 of this specification.

TABLE 1

RAPID CURE, SILICONE JOINT SEALANT

|  | TEST LIMIT | TEST METHOD |
| --- | --- | --- |
| Extrusion rate (grams/minute) | 200 - 550 | MIL S 8802 |
| Specific gravity | 1.25 - 1.35 | ASTM D 1475 |
| Nonvolatile content(% minimum) As installed: at 77oF and 50% RH - after 48 hours cure | 93 |  |
| Skin-over time(minutes, maximum) | 20 |  |
| Joint elongation( % minimum) | 600 | ASTM D 3583 (1) (2) |
| Joint Modulus, psi (100% elongation) | 3 - 12 | ASTM D 3583 (1) (2) |

Section 14 modified - pull rate (2 inches/minimum) and joint size

Joint size = ½” x ½” x 2”Polymer Nosing.

Elastomeric nosing material shall consist of a mortar made from a binder (a two-component rapid-curing liquid polymer that cures to a dense, semi-flexible polymer that is resistant to chemicals, weather, abrasion, and impact) and a compatible aggregate.

The binder shall meet the requirements as shown in Table 2 of this specification. The polymer-based mortar shall meet the requirements as shown in Table 3 of this specification.

TABLE 2

POLYMER NOSING SYSTEM  -  BINDER

As supplied:  Combined liquid components (base and reactor)

|  | TEST LIMIT | TEST METHOD |
| --- | --- | --- |
| Mixing ratio | 1:1 by volume | — |
| Viscosity | 9 - 20 poises(Brook Field model LVT,spindle #2, 30 RPM,75oF +/- 2) | ASTM D 2393 |
| Color | Black | -- |
| Gel time (minutes) | 25 - 50 | AASHTO M-200 |
| Elongation (%) | 40 - 55 | ASTM D 638 (1) |
| Tensile strength(minimum psi) | 900 | ASTM D 638 (1) |
| Shore D hardness at 25oC (77oF) | 45 - 75 | ASTM D 2240 Test method Type 1, molded specimens, .25 inches (6.4 mm) thickness |

TABLE 3

POLYMER NOSING SYSTEM - MORTAR

As Cured Mortar:  Combined liquid components with aggregate

|  | TEST LIMIT | TEST METHOD |
| --- | --- | --- |
| Compressive strength, min.(at 24 hours, method B) | 2500 psi | ASTM C 579 |
| Bond shear strength | min. 700 psi | ASTM C 882 |
| Abrasion resistance(Wear Index Taber H-22) | 1.0 maximum | ASTM C 501 |
| Compressive stress, min. | 350 psi -- Resilience 70% minimum |  |

SECTION 706

CONCRETE, CLAY, FIBER AND PLASTIC PIPE

Special Provisions

706-2.07 CORRUGATED POLYETHYLENE PIPE. Delete in its entirety and substitute the following: Corrugated polyethylene pipe shall conform to the following:

Culverts and Stormdrains	AASHTO M 294

Type S (double wall)

Underdrains

diameter less than or equal to 10 inches	AASHTO M 252

diameter greater than 10 inches	AASHTO M 294

(5/7/91)S60

SECTION 720

ELASTOMERIC PADS

Special Provisions

720-2.01	Delete this subsection in its entirety and substitute the following:  Elastomeric bridge bearing pads shall conform to the requirements of AASHTO M 251 with the latest interim’s and the following revisions:

4.1	PROPERTIES OF THE ELASTOMER.  Replace the first sentence with the following:  The elastomeric compound used in the construction of the bearings shall contain only virgin natural polyisoprene (natural rubber) as the raw polymer; neoprene shall not be used.  Properties and requirements elsewhere in AASHTO M251 pertaining solely to polychloroprene (neoprene) shall not be applicable.  The elastomer compound shall be of low temperature grade 4 and shall meet the minimum requirement of Table 18.2.3.1B of Section 18, Division II-Construction, of the AASHTO Standard Specifications for Bridges.

Amend AASHTO M251 Table 1 as follows:  Replace the expression “-40 (F (-40 (C)” with “-67 (F (-55 (C)” in the row labeled “Brittleness” under the column heading “Test Requirements.”

Replace “25” with “50” in the row labeled “Ozone resistance, Partial pressure of ozone during test” and change partial pressure ‘units’ from ‘MPa’ to ‘mPa’.

Replace “48” with “100” in the row labeled “Ozone resistance, Duration of test”.

Add the following paragraph:

5.5	Pads over ¾ inch thick shall be laminated and shall consist of alternate laminations of elastomer and metal reinforcements.  The outside lamination shall be metal with a minimum elastomeric cover as shown on the plans.  Lamination of elastomer shall be ½ inch ( ±1/8 inch in thickness).

8.2.4	Replace with the following:  A minimum of one pad per lot shall be tested for bond strength as follows:

Steel Laminations – ASTM D-429, method B – 40 lb/in., minimum.

8.2.5	Delete the word “Optional.”

9.1	Delete the word “Optional.”

Replace this Section with the following:

SECTION 726

TOPSOIL

Special Provisions

726-2.01 TOPSOIL. Topsoil furnished by the Contractor shall consist of a natural friable surface soil without admixtures of undesirable subsoil, refuse, or foreign materials. It shall be reasonably free from roots, clods, hard clay, noxious weeds, tall grass, brush, sticks, stubble or other litter, and shall be free-draining and non-toxic.

TABLE 726-1

TOPSOIL REQUIREMENTS

| REQUIREMENT | CLASS A | CLASS B |
| --- | --- | --- |
| Sieve Designation | Percent Passing by Weight |  |  |
| 3 inch | - | 100 |
| ½ inch | 100 | - |
| No. 4 | 95-100 | 75-100 |
| No. 16 | 64-90 | 50-95 |
| No. 200 | 30-60 | 20-80 |
| Organic Content* | 10% - 40% | 5% minimum |
| Limestone | 1.5 tons per acre | - |

*	Determined by loss on ignition of oven dried sample in accordance with ATM T-6

The Contractor shall notify the Engineer of the location from which he proposes to furnish topsoil at least 30 calendar days prior to delivery of topsoil to the project from that location. The topsoil and its source will be inspected and tested by the Engineer before approval will be granted for its use. (8/1/94)R139

SECTION 727

SOIL STABILIZATION MATERIAL

Special Provisions

727-2.01 MULCH. Delete numbered item 1. in its entirety and substitute the following:

1.	Wood Fiber, Paper Cellulose Fiber or Blended Wood-Paper Mulch. Wood cellulose fiber mulch shall consist of specially prepared wood fiber processed to contain no growth or germination inhibiting factors. The fiber mulch shall be manufactured and processed in such a manner that the fibers will remain in uniform suspension in water under agitation and will blend with grass seed, fertilizer and other additives to form a homogeneous slurry. The processed mulch material shall have characteristics to form a blotter-like ground cover on application, having moisture absorption and percolation properties and the ability to cover and hold grass seed in contact with soil.

The wood or cellulose fiber mulch material shall be shipped in packages of uniform weight (plus or minus 5%) and bear the name of the manufacturer and the air-dry weight content.

The wood or cellulose fiber shall be dyed a suitable color to facilitate inspection of the placement of the material.

A commercial tackifier shall be used on slopes of 2:1. The amount added will be as recommended by the manufacturer.

(3/13/97)R206

SECTION 729

GEOTEXTILES

Special Provisions

729-2.02 SUBSURFACE DRAINAGE AND EROSION CONTROL. Delete this subsection in its entirety and substitute the following: Geotextile materials for subsurface drainage shall meet the requirements of AASHTO M 288 for Subsurface Drainage. The fabric shall be a Class B material. The Apparent Opening Size (AOS) of the fabric shall be less than 0.6 mm.

Geotextile materials for riprap liner shall meet the requirements of AASHTO M 288 for Class A Erosion Control. The fabric shall be a Class A material. The Apparent Opening Size (AOS) of the fabric shall be less than 0.6 mm.(7/30/97)R209M

729-2.06  GEOCOMPOSITE DRAIN.  Add the following subsection:  The geocomposite drain shall consist of a structural core providing in-plane high flow capacity under cross-plane compressive stress with the following properties:

| Property | Test Method | Requirement |
| --- | --- | --- |
| Thickness (cross-plane) 10 kPa loading | ASTM D-1777 | 5 mm, min. |
| Crushing Strength (cross-plane) | ASTM D-1621 | 250 kPa, min. |
| Transmissivity (in-plane) 0.25 drainage gradient 100 kPa pressure | ASTM D-4716 | 8 gal/min/ft, min. |

(5/17/93)R97

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04 SIGN POSTS. Under item 1., Metal Pipe Posts, add the following to paragraph a.: Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.  (9/1/89)R81

Standard Modifications

730-2.04 SIGN POSTS. Under Item 2., a., replace the second sentence with the following: Sheets for post fabrication shall be zinc coated in accordance with ASTM A 525, coating designation G 90. (7/2/93)M57

APPENDIX A

PERMITS

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS