STANDARD MODIFICATION SPECIFICATIONS AND SPECIAL PROVISIONS

to the

STATE OF ALASKA

STANDARD SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

GLENN HIGHWAY, MP 92 – 97, CASCADE TO HICKS CREEK

Project No.  NH-OA1-5(17)/52507

NOTE:

The following Divisions and Editions of the Standard Specifications for Highway Construction are used in this Contract unless superseded by these Special Provisions:

Division 100 (except Subsection 109-1.02)		2004 Edition

Division 200 – 700					1998 Metric Edition

Table of Contents

SECTION 101	DEFINITIONS AND TERMS	2

SECTION 102	BIDDING REQUIREMENTS AND CONDITIONS	3

SECTION 103	AWARD AND EXECUTION OF CONTRACT	4

SECTION 105	CONTROL OF WORK	7

SECTION 106	CONTROL OF MATERIAL	12

SECTION 107	LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC	16

SECTION 109	MEASUREMENT AND PAYMENT	17

SECTION 120	DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM	18

SECTION 201	CLEARING AND GRUBBING	30

SECTION 202	REMOVAL OF STRUCTURES AND OBSTRUCTIONS	31

SECTION 203	EXCAVATION AND EMBANKMENT	35

SECTION 205	EXCAVATION, BACKFILL AND FOUNDATION FILL FOR STRUCTURES	50

SECTION 207	RELOCATING STRUCTURES	54

SECTION 301	AGGREGATE BASE AND SURFACE COURSE	57

SECTION 306	ASPHALT TREATED BASE COURSE	59

SECTION 401	HOT MIX ASPHALT AND SURFACE TREATMENTS	63

SECTION 501	STRUCTURAL CONCRETE	83

SECTION 502	PRESTRESSED CONCRETE STRUCTURES	94

SECTION 503	REINFORCING STEEL	97

SECTION 504	STEEL STRUCTURES	109

SECTION 505	PILING	111

SECTION 507	BRIDGE RAILING	115

section 514	DRILLED SHAFTS	116

SECTION 603	CULVERTS AND STORM DRAINS	126

SECTION 606	GUARDRAIL	127

SECTION 607	fENCES	130

SECTION 611	riprap	133

SECTION 615	STANDARD SIGNS	134

SECTION 616	THAW PIPE AND THAW WIRES	136

SECTION 618	SEEDING	137

SECTION 619	Soil stabilization	140

SECTION 620	TOPSOIL	141

SECTION 633	GEOTEXTILE FOR SEDIMENT CONTROL	142

SECTION 639	DRIVEWAYS	143

SECTION 640	MOBILIZATION AND DEMOBILIZATION	144

SECTION 641	EROSION, SEDIMENT, AND POLLUTION CONTROL	145

SECTION 642	CONSTRUCTION SURVEYING AND MONUMENTS	152

SECTION 643	TRAFFIC MAINTENANCE	156

SECTION 644	SERVICES TO BE FURNISHED BY THE CONTRACTOR	172

SECTION 645	TRAINING PROGRAM	175

SECTION 646	CPM SCHEDULING	179

SECTION 647	EQUIPMENT RENTAL	180

SECTION 670	TRAFFIC MARKINGS	183

Section 701	Hydraulic Cement	190

SECTION 702	ASPHALT MATERIALS	191

SECTION 703	AGGREGATES	192

SECTION 706	CONCRETE AND PLASTIC PIPE	197

SECTION 709	reinforcing steel and wire rope	198

SECTION 710	FENCE AND GUARDRAIL	199

SECTION 712	miscellaneous	200

SECTION 715	STEEL FOR PILES	203

Section 716	Structural STeel	204

SECTION 720	ELASTOMERIC PADS	205

SECTION 724	seed	206

SECTION 726	topsoil	207

SECTION 727	SOIL STABILIZATION MATERIAL	208

SECTION 729	GEOTEXTILES	209

SECTION 730	SIGN MATERIALS	210

Appendices

Appendix A	Erosion and Sediment Control Plan

Appendix B	Permits

Appendix C	Construction Surveying Requirements

Appendix D	Property Owner Agreements

Appendix E	Materials Certification List

GENERAL

Delete Division 100 of the 1998 Standard Specifications for Highway Construction (SSHC), except for Section 109-1.02 Measurement of Quantities.

Add Division 100 of the 2004 SSHC, except for Section 109-1.02 Measurement of Quantities.

(Specifications not attached, use published 2004 SSHC book).

# Within Division 100 of the 2004 SSHC make the following changes from English to metric units:

# SECTION 101

# DEFINITIONS AND TERMS

Standard Modification

101-1.03	DEFINITIONS.

BRIDGE.  Within definition of Bridge replace: “20 feet” with: 6.1 meters

Replace the definition of SUBGRADE with the following:

SUBGRADE.  The soil or embankment upon which the pavement structure is constructed.  E22(1/1/06)

Delete definition of Station in its entirety and replace with:

STATION. (1) A distance of 1,000 meters measured horizontally, usually along centerline.

# SECTION 102

# BIDDING REQUIREMENTS AND CONDITIONS

Standard Modification

102-1.04	EXAMINATION OF PLANS, SPECIFICATIONS, SPECIAL PROVISIONS, AND WORK SITE.  Replace the second paragraph with the following:

The records of geotechnical investigations including boring logs, test results, geology data reports, soil reports, material site reports, and geotechnical reports included in a bid package or made accessible to bidders or Contractors, are for information purposes only.  These records are not part of the Contract.  These records indicate subsurface conditions only at specific locations and times, and only to the depths penetrated.  They do not necessarily reflect variations in soil, rock, or groundwater conditions that may exist between or outside such locations.  Actual conditions may differ from what is shown in the records.  Material Sources referenced in these records may not contain materials of sufficient quantity or quality to meet project requirements.  The accessibility of these records does not constitute approval, nor guarantee suitability of soils or sources, or the rights to use sources for this project, except as specifically provided in Subsections 106-1.02.4.b Mandatory Sources and 106-1.02.4.c Designated Sources.  The records shall not substitute for independent investigation, interpretation, or judgment of the bidder or Contractor.  The Department is not responsible for any interpretation or conclusion drawn from its records by the bidder or Contractor.

Bidders and Contractors shall examine Subsection 106-1.02 Material Sources for further information about material source development. E23(1/1/06)

102-1.05	PREPARATION OF BID.

Modify the second sentence in the third paragraph, after: “If a bidder is a corporation, the bid must be signed by a corporate officer,” add: or agent.  E18(6/30/04)

# SECTION 103

# AWARD AND EXECUTION OF CONTRACT

Special Provisions

Add the following subsection:

103-1.11	ESCROW OF BID DOCUMENTATION.  Furnish a legible copy of the Bid documentation and an affidavit, as instructed in writing by the Contracting Officer.  Bid documentation consists of written documentation of quantity takeoffs, construction schedules on which the bid is based, cost estimates, rates of production and progress, assumptions, calculations, quotes from subcontractors and suppliers, and information used to prepare the Bid for this project.

Obtain and furnish the same level of bid documentation, for each subcontractor, supplier or fabricator with a subcontract or agreement exceeding $200,000, regardless of tier.  Seal each entity’s documentation in separate envelopes, labeled with the entity’s name and address, submission date, and project name and number.  Include a cover letter or quote signed by a responsible party.

Meet the following requirements:

1.	Submitting Bid Documentation.  Place bid documentation in a sealed container clearly marked “Bid Documentation” and labeled with the bidder’s name and address, submission date, and project name and number.  Deliver the sealed container to the Department designated document depository for safekeeping.

2.	Affidavit.  Submit directly to the Contracting Officer a signed and certified affidavit attesting that

- the affiant has examined the bid documentation and that it includes all documents used to prepare the bid,

b.	the sealed container contains all bid documentation submitted,

c.	the escrow materials were relied on to prepare the bid, and

d.	should a dispute arise, the Contractor’s rights to use bid preparation documentation other than those in escrow are waived.

- Access and Use of Escrow Documents. The bid documentation will remain in escrow, without access by either party, except as otherwise provided herein.  In the event the Contractor (1) provides notice of intent to claim, (2) a claim, (3) a contract change order, or (4) initiates contract related litigation, the Department may obtain copies of the bid documentation as provided herein.

Both parties will submit to the Depository and copy to each other a list of personnel that are authorized to access the escrow documents.  Use forms provided by the Depository.

Upon request the Depository will set the time and place for access to escrow documents, will monitor the escrow documents review, and will arrange for a method of copying escrow documents.  Access to escrow documents shall require at least 5 days advance written notice so that the other party has the opportunity to witness the escrow review, examination and use.  There is no requirement that both parties witness the escrow document review, but if one party is absent then the review must occur in the presence of a neutral third party observer to be designated by the Depository.

Notwithstanding paragraph five below, the Department will be allowed: to make copies of escrow documentation (whether hard copy, electronic, or otherwise); to use and review copies consultants directly involved in the subject dispute.

Distribution is not authorized except as related to resolution of a dispute.  The Department will be allowed to incorporate pertinent copies as supporting documentation in significant contract change orders, contractual disputes, and the settlement of disputed claims.

The Department is not liable for any Contractor costs associated with escrow review and use.

4.	Failure to Provide Bid Documentation.  Refusal or failure to provide bid documentation or affidavit renders the bid nonresponsive.  Failure or refusal to provide subcontractor bid documentation will result in subcontract disapproval.

5.	Confidentiality of Bid Documentation.  Materials held in escrow are the Contractor’s property.  Except as otherwise provided herein, the escrow materials cannot be released without the Contractor’s approval.

6.	Cost and Escrow Instruction.  The Department pays to store escrowed materials and instructs the depository regarding escrow.

7.	Payment.  Include within the overall Contract bid price costs to comply with this subsection.

8.	Return of Escrow Documentation.  The original escrow documents will be returned to the Contractor once litigation is concluded, outstanding claims are resolved, the Contractor has completed the Contract, and the Department receives an executed Contractor’s Release (Form 25D-117) with no exceptions listed. ES11(1/01/06)

ESCROW OF PROPOSAL DOCUMENTATION AFFIDAVIT

THE UNDERSIGNED HEREBY CERTIFIES THAT THE ESCROW OF PROPOSAL DOCUMENTATION CONTAINS ALL OF THE INFORMATION THAT WAS USED TO DEVELOP THE PROPOSAL AND THAT I HAVE PERSONALLY EXAMINED THESE CONTENTS AND THAT THE DOCUMENTATION IS CORRECT AND COMPLETE IN ACCORDANCE WITH SUBSECTION 103-1.11. SUBMITTAL BY THE CONTRACTOR OF A CLAIM, WHICH IS NOT CONSISTENT WITH THE CONTENTS OF THESE PROPOSAL PREPARATION DOCUMENTS, SHALL RESULT IN DENIAL OF THE CLAIM.

By:

Title:

Firm:

Date of Submission:

Project Number:

# SECTION 105

# CONTROL OF WORK

Special Provision

105-1.02	PLANS AND WORKING DRAWINGS.  Add the following after the third paragraph:  Provide a signed statement with each submittal affirming the delivered submittal has been reviewed and approved by the Contractor as being in conformance with the applicable Contract requirements and the Contractor’s working plan, equipment, schedule, etc.

Allow at least fifteen (15) working days, or as otherwise indicated in this Contract, for the Department’s review of each submittal, working drawings, and shop drawings.  Partial or incomplete submittals will not be accepted for review and approval.  If in the event that several submittals are delivered simultaneously or additional submittals are delivered for review before the review of the previously delivered submittal has been completed, designate the sequence in which the submittals are to be reviewed.  In such an event, the time to be provided for the review of any submittal in the sequence shall be not less than the review time specified above for that submittal, plus fifteen (15) working days for each submittal of higher priority that is still under review.

105-1.06	UTILITIES.

Within Item 4.c.(1)(b) delete text in its entirety and replace with: The utility was field located by the utility owner or operator, and the field locate is accurate within 615 horizontal millimeters if the utility is buried 3.0 meters deep or less, or the field locate is accurate within 770 horizontal millimeters if the utility is buried deeper than 3.0 meters;

Within Item 4.c.(2)(a) delete text in its entirety and replace with: The field locate by the owner or operator of a buried utility erred by more than 615 horizontal millimeters if the utility is buried 3.0 meters deep or less, or 770 horizontal millimeters if the utility is buried deeper than 3.0 meters;

Special Provision

Add the following

Request locates from all utilities having facilities in the area.  Use the Alaska Digline, Inc. Locate Call Center for the following utilities:

| ALASKA DIGLINE, INC. |  |
| --- | --- |
| Anchorage Area……….278-3121 |  |
| Statewide…………800-478-3121 |  |
| Who will notify the following: |  |
| - MEA | - MTA |

Call the following utilities and agencies directly:

ADOT&PF Street Lights and Storm Drains..........269-0783

Contact the Central Region Maintenance & Operations Office at 269-0760 to obtain the appropriate District Superintendent’s phone number for this project.

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

Work around those utilities not designated for relocation in the plans and the following utility specific coordination.  The Contractor shall bear the expense for any changes or additional relocation requested for the Contractor’s convenience.

Work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

The Contractor shall bear the responsibility for any changes in contract scheduling that result in the conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Right of Way and/or Construction surveying is required prior to utility relocation.

Payment will be made as follows:

1.	Subsidiary to Item 642(1), Construction Surveying, if you are required to provide the surveying as part of the contract and/or

2.	Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of your two (2) week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer; fifteen (15) calendar days advance written notice for required staking.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit the Contractor, through the Engineer, from working near the utility’s facilities when the ground is frozen.

Specific coordination requirements for the specific utilities are included below:

(4/1/03)R3M98

Matanuska Electric Association Inc. (MEA): MEA has existing aerial facilities located within this project and those are in conflict with this project’s improvements and will require adjustment and/or relocation. Notify MEA at 907-761-9274 to establish a point of contact and to determine were to send the written notice to MEA fifteen (15) calendar days prior to starting work on any MEA relocation for this project. Provide a copy of the written notice to the Engineer.  Listed below are the locations the MEA facilities will require adjustment and/or relocation:

| Location Number | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1. | 3+530+/-, Lt & Rt. | Aerial Conductor, Two Poles, Anchors & Guys | 7 |
| 2. | 4+560+/- Rt. & 4+611+/-, Lt. | Aerial Conductor, Two Poles, Anchors & Guys | 7 |
| 3. | 8+300+/- Lt to 8+480+/- Lt. | Aerial Conductor, One Pole, Anchor & Guys | 5 |
| 4. | 8+622, Lt to 8+962 Rt. | Aerial Conductor, Six Poles, Anchor & Guys | 20 |

The Contractor is required to provide assistance or perform the work listed below before MEA and/or in conjunction with relocation.

Locations 1 & 2: Coordinate with MEA and provide all the required clearing and grubbing within right of way and traffic control and flagging to accommodate the relocation in this crossing location. This work will be paid for under the 201(3A) and 643 items.  Coordinate with MEA once the relocations are completed in all of these locations, seed all areas where clearing and grubbing occurred.  This work will be paid for under item 618(2).

Locations 3: Coordinate with MEA and provide all the required traffic control to enable the removal of the service poles and anchors to the Old Hicks Creek Lodge. This work will be paid for under the 642(3) item and 201(3A) and 643 items.

Location 4: Coordinate with MEA and provide all the required right of way staking, clearing and grubbing, traffic control and flagging as well as provide and maintain a viable access for MEA crews or their contractor to enable the pole line relocation for this location. This work will be paid for under the 642(3), 201(3A) and 643 items. Coordinate with MEA once the relocation is completed in this location; seed all areas where clearing and grubbing occurred. This work will be paid for under item 618(2).

Matanuska Telephone Association Inc. (MTA): MTA has existing aerial facilities located within this project.  MTA has existing facilities that are in conflict with this project’s proposed roadway improvements and will require adjustment and/or relocation. Notify MTA at 907-761-2502 to establish a point of contact and to determine were to send the written notice to MTA fifteen (15) calendar days prior to starting work on any MTA relocation for this project. Provide a copy of the written notice to the Engineer. Listed below are the locations the MTA facilities will require adjustment and/or relocation.

| Location Number | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1. | 1+299+/-, Lt. to 1+427+/-, Lt. | Aerial Telephone Cable, Pole Anchors & Guys | 17 |
| 2. | 3+530+/-, Lt. & Rt. | Aerial Telephone Cables, Poles, Anchors & Guys | 6 |
| 3. | 4+560+/-, Rt. & 4+611+/-, Lt. | Aerial Telephone | 3 |
| 4. | 8+350 +/-, Lt. to Rt. | Aerial, Cables, Poles, Anchors, & Guys, Buried Road Crossing Conduit Placement | 12 |
| 5. | 9+000 to 9+300, Lt. & Rt. | Aerial Telephone Cable, Pole Anchors & Guys | 20 |

The Contractor is required to provide assistance or perform work listed below before MTA and/or in conjunction with relocation.

Location 1: Prior to beginning any excavation work in this location coordinate with MTA and provide all the required right of way staking and clearing and grubbing in order to accommodate the pole line realignment in this location. This work will be paid for under the 642(3) and 201(3A) items.  Coordinate with MTA once the relocation is completed in this location; seed all areas where clearing and grubbing occurred. This work will be paid for under item 618(2).

Locations 2 & 3: When MEA has completed the new pole anchor and guys installation in this location MTA will then schedule their crews for the relocation work in this location.  Coordinate with MTA and provide all the required clearing and grubbing, traffic control, and flagging in order to accommodate the relocation in this location. This work will be paid for under the 201(3A) and 642, 643 items. Coordinate with MTA once the relocation is completed in this location; seed all areas where clearing and grubbing occurred. This work will be paid for under item 618(2).

Location 4: Prior to beginning the embankment placement in this location coordinate with MTA and provide all the required clearing and grubbing, slope staking and right of way staking, traffic control, flagging and allow MTA crews the required time to place all the required conduit and cable.  This work will be paid for under 201(3A), and 642, 643 items. Coordinate with MTA once the relocation is completed in this location; seed all areas where clearing and grubbing occurred. This work will be paid for under item 618(2).

Location 5:  Prior to beginning any excavation work in this location coordinate with MTA and provide all the required right of way staking, clearing and grubbing, traffic control and flagging as well as provide and maintain a viable access for MTA crews or their contractor to enable the pole line relocation work in this location. This work will be paid for under the 642, 201(3A) and 643 items.  Coordinate with MTA once the relocation is completed in this location, seed all areas where clearing and grubbing occurred was done. This work will be paid for under item 618(2).

105-1.16	FINAL ACCEPTANCE AND RECORD RETENTION.

Modify the first paragraph, Item 4., after: “DOLWD” add: and State Department of Revenue.

E19 (6/30/04).

# SECTION 106

# CONTROL OF MATERIAL

Special Provision

106-1.01	SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.

Add the following:

Buy America Provision.  Comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, before award of the contract.

Steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States.  The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition.  These processes include rolling, extruding, machining, bending, grinding, drilling, etc.  The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), scrap, pig iron, and processed, pelletized and reduced iron ore.  It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework).  Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement.  There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non-steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this Subsection.

Take whatever steps are necessary to ensure that manufacturing processes for each covered product comply with this provision.  Non-conforming products shall be replaced at no expense to the State.  Failure to comply may also subject the Contractor to default and/or debarment.  False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.  (02/07/05)R13

106-1.02	MATERIAL SOURCES.

1.	General.  Within Item a. delete text and replace with:  Utilize Useable Excavation according to Subsection 104-1.04 before using material sources listed in Subsection 106-1.02.4.  When there is insufficient useable excavation furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

4.	Type of Sources.  Replace the first paragraph with the following:  The Contractor shall utilize Useable Excavation according to Subsection 104-1.04 before using material sources listed in this Subsection.  When there is insufficient Useable Excavation, the Contractor shall furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

When there is insufficient Useable Excavation, the Contractor shall supply additional required material from the following sources:

4.	d.	Available Sources.  Replace the second paragraph with the following:  When the Department furnishes copies of existing boring logs, test results, or other data in its possession concerning Available Sources, the Contractor is responsible for determining the accuracy and completeness of this data, for assumptions the Contractor makes based on this data, and for exploring Available Sources to the Contractor’s satisfaction.

Special Provision

Add the following under Available Sources:

The following material sources have been identified as available for this Contract:

M.S. 42-2-333-1, Cascade Material Source.  The Cascade Material Source is generally located left of roadway Sta. 4+500.  It is anticipated that the material source contains Selected Material, Types, A, B, and C for embankment construction.  It is anticipated that the material source does not contain the quality aggregates required for crushed surface courses or asphalt pavement.  A relocation of an overhead utility line and poles may be required in order to fully access and develop the source.

M.S. 42-2-011-1, Matanuska River Material Source.  The Matanuska River Material Source is generally located right of roadway Sta. 8+500, along one of the braids of the Matanuska River.  Access to the material source is the Contractor’s responsibility and may require one or more temporary crossing structures.  The Contractor shall refer to the environmental permits section for permit conditions and guidance.

4.	e.	Excluded Material Sources.  Replace the paragraph with the following:  Some material sources may not be considered acceptable regardless of location or ownership.  The bid documents may identify some material sources excluded from use.  The Department reserves the right to exclude a material sources or any portion of a material source, at any time after Contract award, that is determined by material testing to be unsuitable for use on the project.  E24(1/1/06)

Special Provision

106-1.03	TESTING AND ACCEPTANCE.  Add the following:

When the specifications refer to the following test methods, use the corresponding ‘New Test Method’ shown below.  ATM = Alaska Test Method.  AASHTO = American Association of State Highway and Transportation Officials.  FOP = Field Operating Procedure.  WAQTC = Western Alliance for Quality in Transportation Construction.

Test Method	New Test Method

ATM T-1	AASHTO T 87 and T 88

ATM T-4	WAQTC FOP for AASHTO TP 61

ATM T-5	WAQTC FOP for AASHTO T 255/T 265

ATM T-6	ATM 203

ATM T-7	WAQTC FOP for AASHTO T 27/T 11

ATM T-8	WAQTC FOP for AASHTO T 152

ATM T-9………………ATM 306

ATM T-11	WAQTC FOP for AASHTO T 310 and WAQTC FOP for AASHTO T 224

ATM T-12……………	.ATM 212

ATM T-13…………….	ATM 313

ATM T-14…………….	ATM 414

ATM T-17	ATM 417

ATM T-18	WAQTC FOP for AASHTO T 166/T 275

ATM T-22	ATM 412

ATM T-23	ATM 405

ATM T-25	WAQTC TM 6

ATM T-30……………	ATM 520

AASHTO T 2	WAQTC FOP for AASHTO T 2

AASHTO T 11………	WAQTC FOP for AASHTO T 27/T 11

AASHTO T 23	WAQTC FOP for AASHTO T 23

AASHTO T 27	WAQTC FOP for AASHTO T 27/T 11

AASHTO T 30	WAQTC FOP for AASHTO T 30

AASHTO T 40	WAQTC FOP for AASHTO T 40

AASHTO T 85	WAQTC FOP for AASHTO T 85

AASHTO T 89	WAQTC FOP for AASHTO T 89

AASHTO T 90	WAQTC FOP for AASHTO T 90

AASHTO T 99	WAQTC FOP for AASHTO T 99/T 180

AASHTO T 110………	WAQTC TM 6

AASHTO T 119	WAQTC FOP for AASHTO T 119

AASHTO T 121	WAQTC FOP for AASHTO T 121

AASHTO T 141	WAQTC TM 2

AASHTO T 152	WAQTC FOP for AASHTO T 152

AASHTO T 166	WAQTC FOP for AASHTO T 166/T 275

AASHTO T 180	WAQTC FOP for AASHTO T 99/T 180

AASHTO T 168	WAQTC FOP for AASHTO T 168

AASHTO T 176	WAQTC FOP for AASHTO T 176

AASHTO T 209	WAQTC FOP for AASHTO T 209

AASHTO T 224	WAQTC FOP for AASHTO T 224

AASHTO T 248	WAQTC FOP for AASHTO T 248

AASHTO T 255	WAQTC FOP for AASHTO T 255/ T 265

AASHTO T 265	WAQTC FOP for AASHTO T 255/ T 265

AASHTO T 267	ATM 203

AASHTO T 275	WAQTC FOP for AASHTO T 166/T 275

(02/05/04)S96

# SECTION 107

# LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

107-1.02	PERMITS, LICENSES AND TAXES.  Add the following:  The Department has received the following permits on the Contractor’s behalf:

1.	Corps of Engineers Section 404 (No. POA-2001-1475-2).

2.	Alaska Department of Natural Resources Office of Habitat Management and Permitting (ADNR - OHMP) Fish Habitat Permit (No. FH-05-IV-0215-AMENDMENT-I.

3.	ADNR-OHMP Fish Habitat Permit (No. FH-06-IV-0164).

4.	ADNR-OHMP Fish Habitat Permit (No. FH-06-IV-0165).

5.	ADNR-OHMP Fish Habitat Permit (No. FH-06-IV-0223).

6.	ADNR-OHMP Fish Habitat Permit (No. FH-06-IV-0224).

7.	ADNR-OHMP Fish Habitat Permit (No. FH-06-IV-0209).

8.	ADNR-OHMP Fish Habitat Permit (No. FH-06-IV-0163).

107-1.11	PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.

Within Items 3.d. replace: “100 feet” with: 30 meters

Add the following Subsection:

107-1.21	FEDERAL AFFIRMATIVE ACTION.  The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120

Training Program	Section 645

Federal EEO Bid Conditions	Form 25A-301

EEO-1 Certification	Form 25A-304

DBE Subcontractable Items	Form 25A-324

ADOT&PF Training Program Request	Form 25A-310

Training Utilization Report						Form 25A-311

Contact Report	Form 25A-321A

DBE Utilization Report	Form 25A-325C

Summary of Good Faith Effort Documentation	Form 25A-332A

Required Contract Provisions, Federal-Aid Contracts	Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.  (01/22/02)S80

# SECTION 109

# MEASUREMENT AND PAYMENT

Standard Modifications

109-1.08	FINAL PAYMENT.  Add the following sentence to the first paragraph:  The Department will not process the final estimate until the Contractor completes Items 1 through 4 in the first paragraph of Subsection 105-1.16. E11(6/30/04)

Add the following Section:

# SECTION 120

# DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION.  The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds.  The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract.  Carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION.  It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as the Department deems appropriate.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS.  The following definitions will apply.

- Broker.  A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project.  A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF).  The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment.  The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself.  To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its performance of the work. Other relevant factors will be considered.  The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE).  An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee. Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal.  The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts.  Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer.  A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification.  For purposes of soliciting DBE participation on a project and to count toward a Contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report. Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer.  A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large.  If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL.  The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount.  A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE.

- Phase I - Bid.  Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award.  The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment.  Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report.  Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation.  Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal.  If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal. If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and cannot document the minimum required Good Faith Efforts (as outlined in Subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer.  At the preconstruction conference, submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work.  The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement.  If a DBE replacement is approved by the Engineer, replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal.  In the event the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgment to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal.  The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that cannot be replaced.

120-3.02 GOOD FAITH EFFORT.

- Good Faith Effort Criteria.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items.  The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening.  It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder cannot achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening.  The bidder must give the DBEs no less than 5 days to respond.  The bidder may reject DBE quotes received after the deadline.  Such a deadline for bid submission by DBEs will be consistently applied.  DBEs certified to perform work items identified on Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor.  Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- Non-competitive DBE quotes may be rejected by the bidder.  Allegations of non-competitive DBE quotes must be documented and verifiable.  A DBE quote that is more than 10 percent higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service.  Bidders must have a non-DBE subcontractor quote for comparison purposes.  Such evidence shall be provided in support of the bidder’s allegation.  Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding.  Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding.  Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration.  Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this Subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration.  The bidder must exercise such an opportunity within 3 calendar days of notification it has failed to meet the requirements of this Subsection. As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The decision on reconsideration will be made by the DBE Liaison Officer.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so.  If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this Subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder.  The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appeal able to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work.  Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section.  CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function.  In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking.  The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm.  A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker.  (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section.  Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE.  The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department.  The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry).  Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska.  Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- Subcontract work, with the exception of truck hauling, will be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

- The DBE will control all business administration, accounting, billing, and payment transactions.  The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE.  Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal.  The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of No CUF.  Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE. Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination.  The Engineer’s decisions on CUF matters are not administratively appeal able to US DOT.

120-3.04 DEFAULT OF DBE.  In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, immediately notify the Engineer of the default and the circumstances surrounding the default.

Take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work.  In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that cannot be replaced.

120-4.01 METHOD OF MEASUREMENT.  The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer.  The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100 percent of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100 percent of the monies actually paid to the DBE under the subcontract for creditable work and materials.  This shall include DBE trucking firms certified as a subcontractor and not a broker.  Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100 percent of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60 percent of its value.  The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5 percent of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5 percent of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5 percent of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department.  The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT.  Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work.  If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work.  Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06.  (11/17/00)S33

# SECTION 201

# CLEARING AND GRUBBING

Special Provisions

201-1.01	DESCRIPTION.  Add the following:  A potential excess material disposal site (“Department Excess Material Disposal Site”) is made available to the Contractor and generally located left of roadway Sta. 4+000, on Department owned land.  Should the Contractor elect to use the site, clearing, grubbing, grading and drainage improvements may be necessary to access the site.

Special Provisions

201-2.01	GENERAL.  Add the following:  Clearing shall not be performed between May 1 and July 15 to avoid impacts to nesting migratory birds.

Special Provisions

201-5.01	BASIS OF PAYMENT.  Add the following:  Clearing, grubbing, grading and drainage improvements required to access the Department Excess Material Disposal Site shall be subsidiary to pay Items 201(3A), Clearing and Grubbing and 203(3), Unclassified Excavation.

# SECTION 202

# REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01	DESCRIPTION.  Add the following:  This work shall also include the removal and partial salvage of the existing Hicks Creek Bridge, Bridge Number 547 as described in this Section.  The existing Hicks Creek Bridge is approximately 40.7 meters long and 7.9 meters wide.  Information about the existing bridge can be obtained from the office of the Chief Bridge Engineer at 3132 Channel Drive, Juneau AK  99801.

Drawings, if available, are for informational use only and the Department neither warrants nor represents that they accurately depict the configuration of the existing bridge.  Where details of the work under this Contract are dependent on the dimensions of the existing bridge, verify the controlling field dimensions and adjust dimensions of the work to fit existing conditions.

This work shall also include the removal of all other structures as shown on the Plans, except for those structures identified under Section 207, Relocating Structures.

This work shall also include providing all labor, equipment and materials necessary to permanently decommission the ground water well and septic system located within the Hicks Creek Lodge area.

CONSTRUCTION REQUIREMENTS

Special Provision

202-3.01	GENERAL.  Add the following:  The decommissioning of the ground water well and septic system shall be accomplished in accordance with the Department of Environmental Conservation (DEC) regulations.

202-3.02	MAIL BOXES.  Add the following:  The construction of mailbox installations shall use new posts and mail boxes. Mail boxes shall be United States Postal Service approved, either traditional or contemporary design, having a minimum length of 530 mm, minimum width of 200 mm and minimum height of 270 mm. Existing posts and foundations shall be removed with remaining holes backfilled to the level of surrounding ground. (4/18/00)R74M98

The Contractor shall return existing mailboxes to the mailbox owner.

202-3.03	REMOVAL OF BRIDGES, CULVERTS AND OTHER DRAINAGE STRUCTURES.  Add the following after the fourth paragraph:  No less than thirty (30) days prior to commencing bridge removal, submit for approval a Bridge Demolition Plan.  The Bridge Demolition Plan will include, but is not limited to:

- The method and sequence of removal.

- A list of the type, number and size of all proposed equipment

- Crane locations and lifting locations.

- Weights of parts.

- Waste site location.

Receipt of the Bridge Demolition Plan by the Engineer does not constitute approval of the plan or the adequacy of the plan.  Do not commence bridge removal operations without the written authorization of the Engineer.

Salvage and transport the steel members and bearing assemblies from the bridge to the Alaska DOT&PF Cascade Maintenance Station located at Glenn Highway Milepost 93.5.  Contact the Alaska DOT&PF Cascade Superintendent, Tom Lanners (phone 745-5116), 10 days prior to coordinate delivery of salvaged bridge components.  All other material removed from the existing bridge is the property of the Contractor and shall be disposed of in a Contractor furnished waste disposal site or in a manner approved by the Engineer.

Remove all concrete from steel bridge members prior to delivering bridge components to the Alaska DOT&PF Cascade Maintenance Station.

Remove, handle and transport salvaged bridge members in such a manner that no damage occurs.  If damage occurs to the bridge members, repair the damage or replace the member to the satisfaction of the Engineer.  The Engineer may reject damaged or broken bridge components.  Rejected bridge components become the property of the Contractor.

The Contractor’s Storm Water Pollution Prevention Plan (SWPPP), prepared in accordance with Special Provision 641, shall address the erosion and sediment control for the removal of piers, abutments and wing walls.

202-3.05	REMOVAL OF PAVEMENT, SIDEWALKS, AND CURBS. Add the following:  Remove and stockpile all existing and temporary asphalt pavement for reuse as Item 301(1) Aggregate Base Course or Item 306(1), ATB.

For disposal of waste asphalt, obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt. ADEC permitting officer in Anchorage may be contacted at 269-7590.

Add the following Subsections:

202-3.06	GROUND WATER WELL ABANDONMENT.  Decommission well in accordance with 18 AAC 80.015 using the American Water Works (AWWA) Standards A100-97.

Check the well for obstructions, disconnect power supply and remove the pump assemblies.  Remove the upper portions of the casing to a depth of 1.3 meters below the natural ground surface.  Completely seal the remaining depth of the well with cement grout or concrete in a manner that prevents the vertical movement of water down the exterior and interior of the casing.  Apply cement grout or concrete to the well hole through a pipe, tremie, or bailer from the bottom up to avoid separation of the aggregate from the cement.

Upon removal of the casing, fill in all excavations and depressions and dress area to conform to the natural ground surface or as directed by the Engineer.  If the well was grouted at or near the ground surface, remove casing flush with the natural ground surface.

Record and file with the Alaska Department of Natural Resources the well location and methods used for abandonment of the well.

Salvaged material becomes the property of the Contractor.

202-3.07	SEPTIC SYSTEM DECOMMISION.  Remove or permanently abandon the existing septic system.

If removing, pump tank clean, expose and remove tank and piping, backfill the void with Selected Material, Type C.  Re-grade the immediate area to conform to the natural ground surface or as directed by the Engineer.

If permanently abandoning in place, pump tank clean, expose tank and piping, remove piping, open tank and fill with Selected Material, Type C or collapse tank.  In either case, leave no voids and backfill with Selected Material, Type C.  Re-grade the immediate area to conform to the natural ground surface or as directed by the Engineer.

Leach field may be abandoned in place and embankment constructed over the top.  If project excavations expose leach field, remove and dispose of leach field and backfill with Selected Material, Type C.

Crib or vault systems shall be pumped clean and backfilled with Selected Material, Type C.

202-3.08	PROPERTY OF THE CONTRACTOR.  Unless indicated otherwise in this Section and these Special Provisions, items removed shall become the Contractor’s property.

202-4.01	METHOD OF MEASUREMENT. Add the following:  Item 202(17) Removal of Bridge No. 547 shall not be measured.

Ground water well abandonment shall be measured for payment for each well capped according to DEC regulations.

Septic system decommissioning shall be measured for payment for each system render unusable according to DEC Regulations.

202-5.01	BASIS OF PAYMENT. Add the following:

Item 202(17).  Payment includes all labor, equipment and materials necessary to remove, salvage bridge members, transport and disposal of all other material pertaining to the existing Hicks Creek Bridge Number 547 in its entirety in accordance with this Contract.

Item 202(18).  Payment includes all labor, equipment and materials necessary to permanently abandon and cap the ground water well in accordance with this Contract.

Item 202(19).  Payment includes all labor, equipment and materials necessary to permanently decommission the septic system in accordance with this Contract.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 202(17) Removal of Bridge No. 547 | ## Lump Sum |
| 202(18) Ground Water Well Abandonment | ## Each |
| 202(19) Septic System Decommission | ## Lump Sum |

# SECTION 203

# EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01	DESCRIPTION.  Delete this Subsection in its entirety and substitute with the following:  Excavate, haul, place, install, compact or dispose of specified materials necessary to construct the project.  Conform to the lines, grades, depths, and typical cross sections shown on the Plans or as established.

Place foundation fill material at the bridge abutments as shown in the Plans

Delete Subsections 203-2.01 through 203-2.06 in their entirety and substitute with the following:

203-2.01	MATERIALS.

1.	Unclassified Excavation.  All materials of whatever character encountered in the work.  May include rock, common, or muck.

2.	Classified Excavation.

Common Excavation.  Silt, sand, gravel, and granular material other than rock or muck.

Rock Excavation.  Rock that cannot be excavated without blasting or ripping.

Muck Excavation.  Soils, organic matter, and other material not suitable for foundation material regardless of moisture content.

3.	Borrow.  Approved material required for embankments or for other portions of the work, and obtained from sources outside the right-of-way limits for the project.

4.	Shot Rock Embankment.  Free draining rock material removed from the excavation areas by means of blasting or ripping.

5.	Rock Stabilization Materials.  Rock bolts and dowels as specified in the Plans or Specials Provisions.

6.	Foundation Fill Materials.  Material conforming to Subsection 703-2.07, Selected Material, Type A.

7.	Horizontal Drain Holes.  Use perforated PVC pipe meeting the requirements of Subsection 706-2.05.

CONSTRUCTION REQUIREMENTS

203-3.01	GENERAL.  Delete this Subsection in its entirety and substitute the following:  Perform all necessary clearing and grubbing prior to beginning excavation, grading, and embankment operations in any area.

Keep excavation and embankment areas free draining at all times as the work progresses.  Finish the excavation and embankments to reasonably smooth and uniform surfaces.

Excavate and embank material only within the limits on the Plans or as directed.  Prevent disturbing material and vegetation outside of the slope limits.

Excavated soils that cannot be properly compacted in embankments may be designated an unsuitable.

When unsuitable material is encountered at the required depth of excavation, remove the unsuitable material to the depth specified or directed.  Allow for measurements to be taken before backfill is placed.

Dispose of unsuitable material or excess usable material at locations of the Contractor’s choice outside of the project, with the property owner’s written consent and the approval of the Engineer, or within the project at approved locations.  Ensure that all waste areas are properly graded and drained.  Blend the outer limits of waste into surrounding grounds with no noticeable break or variation readily discernible.  When existing roadway embankment slopes are used as disposal sites for waste or surplus material, finish the slopes with the appropriate equipment and to the satisfaction of the Engineer.

The Department has identified and made available to the Contractor a site for disposal of unsuitable and or excess material.  This site is only a portion of a much larger area known as the Cascade Material Source.  A grading plan showing the limits of a material stockpile is shown in the Plans.  The Department makes no guarantee as to the quantity of material that may be stockpiled.  The Contractor is responsible for determining the quantity of material, and if additional disposal sites are needed. The Contractor shall be responsible for identifying the rights and stipulations for each disposal site with the owner of the site and approval of the Engineer.

When the volume of suitable excavation is not sufficient to constructing the fill to the lines and grades indicated, furnish the necessary borrow from approved sources.  Borrow may be necessary even though not shown on the Plans.  The source and acceptability of the borrow is subject to approval.  All test pits and explorations required to evaluate the acceptability of borrow is subsidiary.

Do not place borrow material until after the usable roadway excavation has been placed in the fill.  If the Contractor places more borrow than is required, resulting in or as a result of the unnecessary wasting of usable excavation, the amount of such waste shall be deducted from the borrow quantity.

Obliteration of Roadways includes all grading operations necessary to incorporate the existing roadway into the new roadway and surroundings in order to provide a pleasing appearance from the new roadway.  Prior to obliterating the existing roadway, remove the existing pavement and reuse in accordance with Special Provision Subsection 202-3.05, Removal of Pavement, Sidewalks and Curbs. Fill ditches not required for drainage and grade to the approximate original ground contour.

Obtain Selected Material, Type B, Type C, and Type D from the excavation.

Place foundation fill material conforming to Subsection 203-2.01 uniformly in 150 mm (maximum) layers behind the bridge abutments as shown in the Plans.

Add the following Subsections:

1.	EXCAVATION

a.	OVERBURDEN EXPLORATION.  Conduct overburden exploration to find the depth of soils overlying a proposed rock excavation at the top of the designed rock cut.  This information is used to determine the slope limits, and the excavation quantities.

Conduct overburden exploration by drilling, probing, excavating test pits or any other method approved by the Engineer.

Submit an exploration plan for the Engineer’s approval prior to conducting any work.  Include the station limits of the proposed exploration, the spacing between holes or pits, and the method of exploration.

b.	ROCK EXCAVATION.  This work includes excavation of rock, drilling, blasting and ripping rock, using controlled blasting, production blasting and trim blasting techniques as shown in the Plans and specifications or as directed by the Engineer.  The Plans and specifications may require blasting techniques where ripping may work or may require ripping techniques where blasting may work.

1.	Blasting Program.  Not later than two weeks prior to the commencement of any drilling and blasting operations, submit to the Engineer for his approval, a tentative Blasting Program for the entire project.  Do not commence any drilling or blasting operations until the Blasting Program is accepted by the Engineer.  Include the following in the Blasting Program:

- Description of the overall blasting program, including general sequence of the work and a generalized schedule showing where and when blasting and excavation is expected to be conducted.

- Traffic routes and scheduled closures.

- Blast design details for each cut, rock type and generalized condition indicating hole diameters, spacing, type of explosives and initiators, and delay and firing sequences to be used in the test sections described below.

- Location of explosive storage facilities.

- Description of warning signals and signs and safety procedures.

- Proposed measures for protection of structures, facilities, adjoining work, and sensitive fish and wildlife habitat.

- Number and type of seismographs (if required) proposed for monitoring the blasts.

- Techniques for drilling and loading explosives in wet or water filled blast holes.

- Proposed Rock Bolting and Drain Hole work, if needed.

For convenience, the Blasting Program may group together similar cuts with similar rock types, geometry and other characteristics.  Conduct test blasting to establish that the Blasting Program results in acceptable results.  Submit results of the test blasting for evaluation and approval by the Engineer.  The Blasting Program shall be tentative, pending the approval by the Engineer or test blasting conducted as set forth in Subsection 7 below.

2.	Blasting Consultant.  Employ the services of a Blasting Consultant to design and supervise the Blasting Program as described below.  Provide documentation showing the Blasting Consultant’s experience and qualifications.  Provide documentation showing that the Consultant has not been an employee of the Contractor, the explosives manufacturer or the explosive distributor for five years prior to the award of the contract.  Provide documentation that the Blasting Consultant derives his primary income from providing specialized blasting or blasting/consulting services in the field of rock excavation for highway construction.

Not later than 5 days prior to the pre-construction conference, submit the resume of the proposed Blasting Consultant for approval by the Engineer.  Demonstrate in the submittal that the Blasting Consultant has been responsible for at least ten highway rock excavation projects for which the Blasting Consultant had primary responsibility for design and which included blasting situations similar to those of this project.  Include in the resume the names and telephone numbers of owners’ representatives with sufficient knowledge of the projects to verify the submitted information.  Do not commence drilling or blasting operations until the Blasting Consultant has been approved by the Engineer.

3.	Blaster in Charge.  Not later than three weeks prior to the commencement of any drilling and blasting operations, employ and designate the Blaster in Charge (“Blaster”) for the project to the Engineer.  Provide documentation showing that the Blaster is licensed and authorized under all applicable federal, state, and local laws or regulations to possess, transport, store and use explosives of the type to be used on the project.  Require the Blaster to be on the site during all loading and blasting operations.  Assign the Blaster the responsibility for ensuring that the safety procedures set forth below are followed and the record keeping requirements are met.

4.	Preblast Meeting.  Hold a pre-blasting meeting at the jobsite, prior to commencement of any drilling and blasting operations, with a minimum of the Contractor, Blasting Consultant, Blaster and representatives of the Engineer.  Discuss the Blasting Program and Blasting Plans and visit such specific sites as are necessary to familiarize the participants with the details of the blasting operations.

5.	Safety.  Submit a safety plan for approval by the Engineer that includes plans for closure of roads, warning signals, notification of affected local, state and federal agencies.  Include in the plan methods used to protect life and health, public and private property, new work or existing work on the project, nearby structures, wetlands, waters and wildlife.  Hold a safety meeting prior to the commencement of drilling and blasting work to address safety issues with respect to drilling and blasting.

- Warning Signals.  Establish a method of warning all employees on the job site of an impending blast.  The warning signals shall consist of an audible horn or siren signal five minutes prior to the blast and a second signal one minute before the blast.

- Inspection and All Clear Signal.  After the blast, the Blaster shall observe the area of the blast for five minutes to guard against injury or damage due to rockfall.  The Blaster shall then inspect the blast area to determine that all explosive charges were detonated.  After these inspections, the Blaster shall sound an audible horn or siren as an all-clear signal to alert all personnel that the area is safe for entry.

- Misfires.  If a misfire occurs, the Blaster shall follow appropriate procedures to handle the misfire, including, but not limited to, determining why the misfire occurred; excluding all but essential employees from the blast area, closing nearby roads or facilities; repairing the initiation system; correcting the misfire in a safe manner; of, if unable to solve the problem, calling consultants skilled in correcting misfires.

6.	Use of explosives.

- Conduct all blasting operations, including storage, transportation and handling of explosives and blasting agents in accordance with all local, State, and Federal laws and regulations, including the applicable provisions of the Standard Specifications.  Submit storage plans to the Engineer for approval and confirm the Engineer’s approval prior to ordering and shipping any explosive materials to the jobsite.

- Use caps for a specific period from a single lot number, to help ensure the accuracy of firing times.

- Blast hole conditions may range from dry to wet and filled with water.  Describe in the Blasting Program appropriate techniques for any moisture conditions that are encountered.  Use whatever type of explosives and accessories are necessary to achieve the desired result.

7.	Blasting Test Section.  Drill, blast, excavate and scale to final finish surface short sections of each rock type on the project as necessary to determine appropriate methodology to achieve the desired result prior to commencement of full-scale blasting operations.  The Blasting Program sets the initial methodology for the test sections.  The Blast Consultant or Blaster shall prepare the Blasting Plan for each full-scale blast after the results of the test section are analyzed.

Record each test blast using a video camera, electronic video recording device, or high-speed photography.  Provide the video records to the Engineer for approval of the method prior to completion of the test blasting.

Set the controlled blast hole spacing initially to a maximum of 750 mm in 75 mm holes.  After analysis of the initial test blast results, the Blasting Consultant or the Engineer may adjust the controlled blast hole spacing in additional test sections.

Do not commence work on any test section until the Engineer analyzes the previous test section and approves the next test.  The Engineer will complete the analysis of each test section within 48 hours of the test section blast.

The Engineer will analyze the characteristics of the blasts and the final surfaces of the test sections with respect to criteria the Engineer deems necessary.  The Blasting Consultant shall adjust the blasting methods with respect to hole spacing, hole loading, sequencing and other factors that may require adjustment until methods and the final product are acceptable and approved by the Engineer.

Following completion of the test blasting, submit a final Blast Program to the Engineer for approval.  If at any time during the progress of the work, the approved methods of blasting and drilling fail to produce the desired results (a smooth, stable backslope), the Blasting Consultant shall revise the blasting methodology.  Conduct such additional test blasting as is necessary to determine the appropriate methods to achieve the desired result.

8.	Blasting Plan.  Submit a Blasting Plan to the Engineer for approval at least 24 hours prior to each blast.  Include in the Blasting Plan details of the drilling and blasting pattern including, at a minimum, the following information:

- Station limits, number of blasts, and time of blast.

- Plan and section view drawings of each blast indicating sizes, depths, angles, patterns and spacing of the holes, burden thickness and expected rock types.

- Drill hole diameters sand depths including subdrilling depths.

- Drill steel diameter and bit types.

- Stemming length and type of materials used for stemming

- Loading details including trade names, types, sizes of explosives

- Sizes, trade names of primers, initiators and other accessories.

- Proposed initiation and delay sequences of the blast holes.

- Weight of explosives per hole and per delay and powder factors, including weight of explosives per square meter of finished backslope.

- Anticipated peak particle velocities at locations specified by the Engineer.

- Show recreational access points and/or trail locations.

If a change in drilling or blasting methods is necessary, submit a revised Blasting Plan for the affected work at least 1 week prior to commencing the change of work.

9.	Blasting Records.  Maintain a blasting record for each day of blasting work.  Submit the record to the Engineer prior to the next workday.  At a minimum, the record shall include the following:

- The date of blasting.

- The number of blasts.

- The time of blasts.

- The station limits of the blasts.

- Plan view and section view of each blast with notes indicating free face, burden, spacing, height of lift, hole diameter, stemming depth, hole angles, hole depths, including subdrill depth.

- Notes regarding conditions encountered in the drill holes, including soft or fractured zones, water table, alignment problems.

- Loading diagram indicating types and amounts of explosive, primers, initiators, stemming depth, powder factors, trade names and sizes of explosives, primers and initiators.

- Sequence of the shot, including surface delay times, and initiator delay times.

- Remarks regarding results of the shot including damage, misfires, fly rock and other unusual results or effects

- Videotapes, electronic videos, or high-speed photographs of each blast, using a method approved by the Engineer in the test blasting program.  The photographs, film, videotape or electronic files recoding each blast will become part of the project records.

- Signature of Blaster.

10.	Controlled Blasting.  Use controlled blasting techniques to produce a stable cut face sheared along the designated neat excavation line.

- Excavate all rock cuts over 3 m in height using controlled blasting methods to protect the backslope.  Controlled blasting holes are closely spaced holes drilled along the plane of the final design slope.  Controlled blasting is either preshear blasting or cushion (trim) blasting.  Where the total burden is greater than 8 m, use preshear blasting.  Where the total burden is less than 8 m, use cushion blasting.  Detonate explosives in the preshear holes before the production hole charges are detonated.  Detonate explosives in cushion blasting holes after the production hole charges are detonated.

- Drill controlled blasting holes between 63 mm and 75 mm in diameter and spaced 600 mm to 750mm apart.  Do not drill controlled blasting holes deeper than 12 m, unless the Contractor demonstrates that deeper holes can be drilled while maintaining specified tolerances and achieving the desired result.  Determine the optimum spacing for controlled blast holes for each rock type and condition during the test blasting.

- Do no construct benches in finished rock back slopes unless approved by the Engineer or shown in the plans.  Where more than one lift is required in a cut, the Engineer may allow an offset for drilling equipment clearances.  In order to accommodate any necessary offsets and maintain the desired slope angle in multiple lift cuts, set the controlled blast holes for the upper lift(s) back from the design slope so that the controlled blast holes for the lowest lift are on the designed neat excavation line.

- Lightly load controlled blasting holes with explosives designed for the purpose and no larger that one half the diameter of the hole.  Evenly distribute the explosives throughout the plane of the final slope.  Load all controlled blasting holes.  Do not use ANFO in controlled blasting holes.  Stem controlled blast holes from the top charge to the collar of the drill hole with dry sand or angular granular material passing the 9.5 mm sieve.

- Drill controlled blasting holes to tolerances of plus or minus 75 mm at the collar and plus or minus 230 mm along the length of the hole.

11.	Production Blasting.  Use methods and materials necessary to fragment and loosen the rock inside the design excavation limits, while leaving a smooth, stable back slope using the controlled blasting methods discussed above.  Use appropriately designed delay sequences and allowable charge weights per delay to minimize ground vibrations and prevent damage to buildings, structures, utilities, sensitive fish or wildlife habitat and other facilities.

- Remove all loose rock, overhanging trees and other loose objects or dangerous conditions in or in close proximity to the cut slope area or render the condition safe prior to blasting.  Remove all material loosened or render safe all conditions aggravated by blasting operations as an integral part of the excavation and scaling operations.  Cease further drilling or blasting work until the Engineer approves the resolution of such conditions.

- Strip overburden before drilling blast holes.

- Locate production holes within 2 hole diameters of the staked location and drilled to the required depth.  If more than 5% of production holes are drilled out of tolerance, fill the out of tolerance holes with crushed stone and redrill or, if short, re-drill to the proper grade.

- Drill production holes no closer than 2 meters of the controlled blasting line.  Drill the last line of production holes (or buffer holes) closest to the controlled blasting line parallel to the controlled blasting line.

- Drill production holes shall not be greater than 150 mm in diameter, unless approved by the Engineer.

- Drill production holes no deeper than controlled blast holes.

- Detonate production hole charges in a delay sequence toward the free face, with no more than 227 kg of explosive detonated per delay.

- Drill buffer holes, if used, from 63 mm to 75 mm in diameter in one line parallel to, and not closer than 1 m from the controlled blasting line.  Load buffer holes to no more than 50% of the charge that would be used in adjoining production blasting holes.  Detonate the buffer hole charges toward the fee face on a delay sequence, after the production hole charges are detonated.  Determine the need for buffer holes in the test blasting section.

- Remove material remaining more than 200 mm inside neat line rock slopes by scaling, controlled blasting techniques or other methods approved by the Engineer unless specifically exempted by the Engineer for aesthetic, geological or safety reasons.

- Remove loose material from rock slope failures or slides and dispose of the material at the contract price for unclassified excavation if the Engineer determines the failure did not occur as a result of the Contractor’s methods.

12.	Access for Inspections.  Unless dangerous conditions prevent access, provide continuous access to the excavated rock surfaces for inspections by the Engineer or designated representatives.  Provide all labor and equipment required by the Engineer to access the rock surfaces.  Inspections shall be conducted within 48 hours following each blast.

13.	Scaling.  Stabilize new and existing rock slopes following completion of each shot and throughout the Contract period to ensure that rock slopes are stable by removing all loose, handing, or potentially dangerous rock from the new face and from surrounding existing slopes, as required by the Engineer.

- Use hand tools, hydraulic splitters, high pressure water spray or air, light explosive charges or other methods approved by the Engineer.

- Scale following each shot as an integral part of the excavation of each lift.  Do not commence drilling for the next lift until scaling is completed, inspected and approved.

- The Engineer may require additional scaling following completion of excavation, due to rebound effects, loosening caused by weather or other reasons.

14.	Ditch Line / Subgrade Blasting.  Where rock is encountered in ditches and below the subgrade, drill and blast to a depth 1 m below the profile grade shown on the plans or as directed by the Engineer to fracture the rock foundation.  Space these holes closer than production holes and load the holes lighter.  Stem appropriately to minimize rifling.  Use this procedure to provide a stable draining interlock between the embankment material and the rock surface.  Provide an excavator / backhoe or other equipment to enable the Engineer to verify the effectiveness of the blasting.  Adjust the hole pattern and loading if the procedure fails to fracture the underlying rock 1.1 m below the Selected Material Type B layer.

c.	STABILIZATION.  Stabilize new and existing rock and excavated soil slopes as directed by the Engineer.  Rock stabilization shall be by rock bolts.  Excavated soil slopes shall be stabilized by rock blankets.

1.	Rock Bolts.

- Description.  Install tensioned rock bolts to stabilize rock slopes at locations directed by the Engineer.  The Engineer will determine the lengths and orientations of the rock bolts.

- Materials.  Provide rock bolts, bearing plates, couplers, nuts, washers, expansion shells and other accessories from a manufacturer regularly engaged in the manufacturing of materials for use with rock bolts.  Provide rock bolts with a minimum length of 4.6 meters. Provide rock bolts with a minimum of ultimate tensile strength of not less than 620 MPa (90 ksi), with a minimum nominal diameter of 25 mm (1”) and meeting the requirements of ASTM A615 or A722.  If using mechanically anchored bolts, follow the manufacturer’s instructions and fully grout the rock bolt installations using non-shrink water/cement grout with a minimum unconfined compressive strength of 20,685 kPa (3,000 psi) at three days.  If using resin or cement anchored bolts, follow manufacturer’s installation recommendations.

- Submittals.  Submit the following not less than three weeks prior to commencement of rock bolting activities:

    - A rock bolting plan for approval by the Engineer and containing the following:

        - Choice of mechanical anchorage bolts, polyester resin anchored bolts or cement grout anchored bolts, depending on the expected rock type, strength characteristics and discontinuities.

        - Mix design for cement grout including strength test results, additives, manufacturer’s data sheets, and procedure for placing grout.

        - Product specifications and Material Safety Data Sheets for polyester resins.

        - Planned construction sequence.

        - Method for placing equipment at the bolt locations.

        - Drilling method and drill equipment.

        - Planned hole diameter and depth for each type of rock bolt proposed for use.

        - Calibration records of an independent testing facility for torque-wrenches and testing jacks. Complete calibration not later than 30 days prior to use of the wrenches or jacks.

        - Performance testing procedures and equipment to assure the full design load is reached and is transferred to the rock without creep and without exceeding extension limits of the bolt.

    - Documentation showing the rock bolting foreman and the drill operators have experience in installing rock bolts. Demonstrate that the foreman has a minimum of two years of experience in installation of rock bolts. Demonstrate that the drill operators have a minimum of one year of experience in installing rock bolts.

- Construction Requirements.

    - Install bolts according to the approved bolting plan and at locations and orientations as directed by the Engineer.

    - If the rock bolt is not installed perpendicular to the rock face, use bearing pad, beveled washers and other accessories to assure the tensioning load is applied parallel to the axis of the bolt so the bolt will not bend.

    - Follow the approved procedure for testing rock bolts as described in the bolting plan. After successfully completing testing of mechanically anchored bolts, lock off the bolt at 100% of the design load and grout the bolt installation according to the procedure in the bolting plan. For resin anchored bolts, use a two-part resin system with fast setting resin at the bottom of the hole in the anchorage zone and slow setting resin in the free stressing length. Once the fast set resin has set, tension and test the bolt before slow setting resin gels. For cement grouted anchors, install the bolt, inject grout to the anchor zone, allow the grout to reach the specified strength, then test the bolt and complete grouting the remainder of hole.

    - If a bolt fails the testing criteria, replace the bolt with an additional bolt installed in a separate hole.

2.	Rock Blankets.  Install rock blankets as shown in the Plans and at locations specified by the Engineer.  Rock blankets are to provide support for cut slopes in materials other than rock where water daylights along the exposed faces of new and or existing cut slopes.

3.	Overburden Stabilization.  Install overburden stabilization measures at locations specified by the Engineer as shown in the Plans.  Overburden stabilization measures are to provide support for the non rock material overlying the bed rock in areas of rock excavation.  Overburden measures include gabion baskets and/or anchored wire mesh.

203-3.02	EMBANKMENT CONSTRUCTION.  On page 88, delete the first sentence of the second paragraph, and substitute the following: Place roadway embankment of earth materials in horizontal layers not exceeding 200 mm in thickness measured before compaction. Each layer of classified material shall have its joint offset from the joint below, longitudinally by 300 mm and transversely by 3 m.

Add the following: Where the Plans call for placement of selected material and excavation is required, the existing material may be left in place at the Engineer’s discretion if tests determine that it will meet the appropriate selected material requirements. Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope of Work.  (03/14/02)R23M98

Standard Modifications

Delete the 11th paragraph in its entirety and replace with the following:  Place rock embankment in lifts equal to the average rock dimension. Restrict maximum rock dimension to 1 m. Distribute spalls and finer rock fragments to level and smooth each lift. Place succeeding lifts without damaging previously completed lifts. Dump rock on the lift being constructed and distribute by blading or dozing to minimize voids, pockets, and bridging and to form a dense, well-compacted embankment. Avoid placing rocks exceeding 200 mm within 600 mm of finished subgrade.

In the 12th paragraph, first sentence, delete the words “from excavation”.

In the 12th paragraph, third sentence, insert the words “from excavation” after “wasted rock”.

(02/08/01)M92

Special Provisions

203-3.03	Construction Of Embankments With Moisture And Density Control.  Delete this Subsection in its entirety and substitute the following:  Construct embankments with moisture and density control from specified materials placed and compacted at approximately their optimum moisture content.   The maximum density and optimum moisture content will be determined by WAQTC FOP for AASHTO T180 or ATM 212.

Adjust the moisture content of the embankment material to within 2% of the optimum moisture content and compact each lift to not less than 95% of maximum dry density.  Acceptance densities will be determined by WAQTC FOP for AASHTO T310 and WAQTC FOP for AASHTO T224.

203-4.01	METHOD OF MEASUREMENT. Add the following:  Areas of instability or potential slides identified by the Engineer will be determined by re-sectioning.

Add the following to the first numbered list (items to be measured):

6.	Item 203(16) Rock Bolts. By each rock bolt installed and accepted by the Engineer.

7.	Foundation fill material, as described in Subsections 203-1.01, 203-2.01, and 203–3.01 and shown on the Plans, shall be measured in accordance to Subsection 205-4.01.

Add the following to the second numbered list (items for which no measurement shall be made):

5.	Scaling

6.	Ditch Line / Subgrade Blasting

7.	Rock Blankets

8.	Overburden Stabilization

9.	Temporary and or improvements to existing bridges or culverts

203-5.01	BASIS OF PAYMENT.  Add the following:  If the Contractor elects to construct temporary bridges or culverts or make improvements to the existing bridges or culverts to facilitate his material haul, such work shall be subsidiary to Item 203(3), Unclassified Excavation.

Scaling shall be subsidiary to Item 203(3), Unclassified Excavation.

Ditch Line and Subgrade blasting shall be subsidiary to Item 203(3), Unclassified Excavation.  No separate payment shall be made for labor, equipment and materials used for test blasting.

Item 203(16), Rock Bolts shall be paid for at the contract unit prices for each unit installed and accepted by the Engineer. Payment shall be full compensation for all material, equipment, and labor required for the work described. No separate payment shall be made for labor, equipment, and materials used for rock bolting testing. The use of Rock Bolts shall be instituted on the project by issuance of a directive.

| Pay Item | Pay Unit |
| --- | --- |
| 203(15) Rock Bolts | ## Each |
| 203(16) Rock Blankets | ## Contingent Sum |
| 203(17) Overburden Stabilization | ## Contingent Sum |

# SECTION 205

# EXCAVATION, BACKFILL AND

# FOUNDATION FILL FOR STRUCTURES

Special Provisions

Add the following:

205-1.01	MATERIALS.  Cofferdams will be required for the construction of the Pier 2 and Pier 3 footings and columns.

Delete Subsection 205-2.01 Materials in its entirety and replace with the following:

205-2.01	MATERIALS.

| Backfill | Subsection 703-2.07, Selected Material Type A |
| --- | --- |
| Foundation Fill | Subsection 703-2.13 |
| Porous Backfill Material | Subsection 703-2.10 |

205-3.01	EXCAVATION.  Under numbered item 1. “General”, delete the third and fourth paragraphs in their entirety and replace with the following:  Do not disturb material below the bottom of spread footings, unless otherwise noted in the Contract.

Excavate to the bottom of footing prior to driving piles or drilling shafts.  Do not excavate below the footing elevation unless otherwise noted in the Contract.  When swell or subsidence results from driving piles or drilling shafts, excavate the footing area or backfill with foundation fill material, to the grade of the bottom of the footing, as shown on the Plans.  Place and compact material below the footing in accordance with Subsection 205-3.02. This work is subsidiary.

Add the following to numbered item 2. “Foundations on Bedrock”:  No less than fifteen (15) working days prior to excavating rock for the spread footing at Pier 2 as shown in the Plans, notify the Engineer in writing of the Contractor’s intent to begin excavation.

With this notification, identify the Project, copy this Specification item and specify a time period of no less than two (2) days for the Department to inspect the excavated rock surface.  Dewater and remove all debris from the rock surface prior to the Department’s inspection.  Provide a reasonable and safe means of access to the excavated rock surface.  Do not commence any construction on the pier until the Engineer, in consultation with a representative from the Department’s Statewide Materials Section, has examined the excavated rock surface to determine whether the exposed rock is competent.

Account for the time required by the Department to perform the rock surface inspection in the progress schedule submitted under Subsection 108-1.03.  Suspension of work to allow for inspection is not a suspension of work per Subsection 108-1.06 and additional contract time will not be allowed.  Delays resulting from the rock surface inspection shall not be a basis for a claim.

Delete numbered item 3, “Cofferdams” in its entirety and replace with the following:

3.	Cofferdams:  Use suitable cofferdams as necessary wherever water-bearing strata are encountered above the elevation of the excavation.  Construct foundation seals according to the requirements of Subsection 501-3.07.

Conform to the requirements of the AASHTO “Guide Design Specifications for Bridge Temporary Works,” 1995 with the latest interims.

- Submittals.  Prepare and submit detailed drawings and supporting calculations, sealed and signed by a professional engineer registered in the State of Alaska, to the Engineer for review and approval.

- Provide the complete submittal package to the Engineer not less than thirty (30) calendar days prior to the date of the cofferdam installation.  Do not begin construction of the cofferdams without the written approval of the Engineer.

- The professional engineer responsible for the design of the cofferdams must have previous experience in the design of at least three cofferdams in the last ten years.  Prior to beginning the design of the cofferdams, submit for approval the following qualification documentation:

    - A list of at least three cofferdams designed by the engineer and installed in conditions similar to those present at this site, including the dates in which the cofferdams were designed and built.

    - The name and telephone number of a contact person at the agency for which the work was completed.

    - Copies of at least two previous cofferdam plan sheets.

- As part of the cofferdam design calculations, perform a hydraulic analysis to determine the effect of the presence of each and both cofferdams on the design water elevation.  Use the maximum of:

- the Q2 energy grade elevation from your analysis, and

- 412.3 meters

- as the design water elevation.  Extend the cofferdam at least 1 meter above the design water elevation.  Provide for a design water velocity of at least 3.25 meters per second concurrent with the full design water height.

- Construction.  Extend cofferdams to the required depth below the footing or to bedrock.  Adequately brace the cofferdam and make it as watertight as practical.  Provide sufficient clearance inside cofferdams (taking into account all required wales, braces and cross struts) to permit driving piles, constructing and removing forms and permit pumping outside of the forms.

- Should a cofferdam tilt or move out of position by any cause during the process of sinking, right and enlarge the cofferdam so as to provide the necessary clearance and proper pier location as indicated on the Plans.

- Foundation seals may be eliminated as directed if the cofferdams can be dewatered without the seals when the excavation has been carried to the elevation of the bottom of the footing.

- Install vents in the cofferdam walls at the low water elevation to ensure equal hydrostatic head both inside and outside of the cofferdam while placing and setting of seals.

- Do not use cofferdam shoring, bracing or cross struts that will induce stress, shock or vibration in the permanent structure.  When permitted by the Engineer, metal cross struts or bracing may extend through foundation concrete.  Extend no timber into the completed structure.

- Perform a scour analysis and provide scour countermeasures if needed.  Monitor for scour around the cofferdam perimeter at least once per week while the cofferdam is in place.  If excessive scour occurs, provide scour countermeasures to prevent additional scour from occurring.  The Contractor shall acquire all necessary permits required to accommodate scour countermeasure system.  Completely remove scour countermeasures when cofferdams are removed.

- Replace fill material above the footing with clean, suitable material similar to the existing streambed material type and gradation.  Place fill material above the footing so that the final ground line after all consolidation, settlement and compaction matches the existing ground line.

- After completion of the substructure, remove the cofferdams and all associated hardware in their entirety.  Do not disturb or damage the finished structure during cofferdam removal operations.  Minimize disturbing the ground line during cofferdam removal.

205-3.03	FOUNDATION FILL.  Delete this subsection in its entirety and replace with the following:  Remove material that is unsuitable for foundations to the depth of the bottom of the footing and as shown on the Plans.  Place foundation fill material in 150 mm layers.

Compact foundation fill with moisture and density control.  The maximum density and optimum moisture will be determined by WAQTC FOP for AASHTO T 180 or ATM 212.

Adjust the moisture content of the foundation fill material to within 2% of the optimum moisture content and compact each layer to not less than 98% of the maximum density. Acceptance densities will be determined by WAQTC FOPs for AASHTO T 310 and T 224.

Keep dumping and rolling areas separate.  Do not cover any lift by another until the required compaction has been completed.

Place foundation fill uniformly on all sides of structural units in accordance with Subsection 501-3.12.

205-4.01	METHOD OF MEASUREMENT.  Under numbered item 3, “Foundation Fill” and the following:  No measurement will be made for Foundation Fill material obtained from within the limits of structure excavation.  Use all suitable material from structure excavation prior to payment for Foundation Fill material.

Delete numbered item 4, “Porous Backfill Material” in its entirety and replace with the following;

- 4.	Porous Backfill Material.  No measurement of quantities will be made.

205-5.01	BASIS OF PAYMENT.  Add the following:  The Cofferdam pay item includes all material, labor, hardware, equipment, scour countermeasures and incidentals required to install, dewater, maintain and remove the cofferdams.

- Foundation Fill material, obtained from within the limits of structure excavation is considered subsidiary.  Excavation, removal, and disposal of material unsuitable for Foundation Fill is considered subsidiary.  Porous Backfill material is considered subsidiary.

Add the following Section

# SECTION 207

# RELOCATING STRUCTURES

Special Provisions

207-1.01	DESCRIPTION.  Relocating structures consists of the preparation for moving, the removal, and relocation of the intact structures as directed by the Engineer from the Hicks Creek area to a new site.

207-2.01	CONSTRUCTION REQUIREMENTS.  The Department reserves the right to eliminate the removal and relocation of any or all structures under this Section.  Such elimination shall not affect contract unit prices on remaining structures to be moved or unit prices on other items of the Contract.  The Contractor shall not be entitled to additional compensation due to such elimination.

The Contractor shall conduct his relocation operations in accordance with Section 107.  It is the Contractor’s responsibility to determine and conduct the necessary environmental and or hazardous assessments required before relocating the structures.

207-3.01	RELOCATING STRUCTURES.  The Contractor shall relocate three existing structures located in the Hicks Creek area.  The structures are identified in the figure below.  The structures shall be prepared for moving, removed and placed at their new locations.

1.	Structure A:  Structure A is large barn/garage structure of common dimensional lumber construction.  The main building shall be relocated to a site at approximately MP 100.1 of the Glenn Highway.  Additions to the front and sides of the main structure shall not be relocated and shall be removed.  Payment for the removal of the nonessential components will be under Item 202(1), Removal of Structures and Obstructions.

2.	Structure B:  Structure B is a combination log and dimensional lumber building comprising the “Roadhouse”.  The standalone log structure shall be relocated to a site at approximately MP 100.0 of the Glenn Highway, on the northeast corner of the church property.  The additions outside of the central log structure shall not be relocated and shall be removed.  Payment for the removal of the nonessential components will be under Item 202(1), Removal of Structures and Obstructions.

The structures shall be left in as good a condition as originally found.

The Contractor shall contact Rex Close, Glacier View Community Council President at 907.745.8886 two weeks prior to relocating the structures.

Structure A:  Metal Sided Red Barn/Garage

Structure B:  Log Cabin / Roadhouse

Glenn Highway

Hicks Creek

Existing Bridge

207-4.01	METHOD OF MEASUREMENT.  This work shall be measured by the number of structures removed and acceptably relocated.

207-5.01	BASIS OF PAYMENT.  Payment includes providing all labor, equipment and materials necessary to prepare, remove, transport and acceptably place each of the structures at their new locations in accordance with this Contract.  Payment for cleaning up debris at the site will not be paid for directly, but will be considered subsidiary to Item 202(1), Removal of Structures and Obstructions.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 207(1) Relocate Structure | ## Each |

# SECTION 301

# AGGREGATE BASE AND SURFACE COURSE

Special Provisions

301-2.01	MATERIALS.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements for Grading D-1. (10/1/91)R116

Add the following after the first paragraph: At the Contractor’s option, recycled asphalt material (RAM) may be substituted for aggregate base course, millimeter for millimeter in thickness, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 37.5 mm sieve and 95-100 percent by weight passing the 25 mm sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| # Sieve | Percent Passing by Weight |
| --- | --- |
| 25 mm | 100 |
| 19 mm | 70-100 |
| 9.5 mm | 42-90 |
| 4.75 mm | 28-78 |
| 1.18 mm | 11-54 |
| 0.300 mm | 5-34 |
| 0.150 mm | 3-22 |
| 0.075 mm | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAM.

301-3.03	SHAPING AND COMPACTION.  Add the following:  Place, shape and compact the base course material placed against the outside pavement edge along the roadway shoulder to the Engineer’s satisfaction.  Field densities shall not be performed.

Add the following:  If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern. The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 178,000 newtons. The optimum density will be determined by the Engineer using a nuclear densometer gauge in accordance with ATM 412 to monitor the test strip. Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed. Tires shall be inflated to 550 kPa (±34 kPa), and the roller shall have a minimum operating weight per tire of 1360 kg.

301-5.01	BASIS OF PAYMENT. Add the following: If recycled asphalt material is substituted for aggregate base course, it will be paid for as Item 301(1), Aggregate Base Course at the unit price shown on the bid schedule for that item.

(2/28/01)R176M98

# SECTION 306

# ASPHALT TREATED BASE COURSE

Special Provisions

306-2.01	MATERIALS.  Delete items 1 and 2 and replace with the following:

1.	Aggregate.  Conform to subsection 703-2.04 for Type II B.

2.	Asphalt.  The total residual asphalt cement may be a combination of PG 52-28 and the asphalt binder in the existing asphalt or only PG 52-28.  Documentation and conformance is only required for PG 52-28.  The Engineer may conditionally accept asphalt cement at the source.  Provide a manufacture’s certificate of compliance, according to Subsection 106-1.05, and test results of applicable quality requirements of Section 702 before shipping the material.

Add the following:

4.	Recycled Asphalt Pavement (RAP).  Process existing pavement removed under Subsection 202-3.05 so material passes the 37.5 mm sieve.  Stockpile the material separately from the crushed aggregates for pavement aggregates.  Perform one gradation and one asphalt content test for every 1000 megagrams of RAP or a minimum of 10 sets of tests which ever is greater.

CONSTRUCTION REQUIREMENTS

306-3.01	COMPOSITION OF MIXES.  Replace this subsection with the following:  If recycled materials are used, submit process control data of the RAP and of the asphalt concrete aggregates supporting proposed job mix design gradations.

At least 15 calendar days before the production, submit the following to the Engineer:

- A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process control information, and the blend ratio of each aggregate stockpile and RAP.  The proposed gradation of the virgin aggregate must meet the requirements of Table 703-3, Type II.  Submit gradation and asphalt content process control data of RAP for the Job Mix Design.

- Provide representative samples of each of the aggregates in the blend.  Sample sizes:  45 kilograms of each intermediate and/or coarse aggregate, 90 kilograms of fine aggregate, 10 kilograms of blend sand, and 90 kilograms of RAP.

- A minimum of three 4 liter samples of asphalt cement proposed for use in the mixture, including the name of the product, the manufacturer, test results as required in Section 702, manufacturer’s certificate of compliance according to Section 106, and a temperature viscosity curve for the asphalt cement.

- A 0.25 liter sample of the anti strip additive proposed, including the name of product, manufacturer, and manufacturer’s data sheet, and current Materials Safety Data Sheet (MSDS).

From this information, the Engineer will establish the Job Mix Design using ATM T-417, which will become a part of the Contract.  The Job Mix Design shall meet the requirements of Type II, Class B in Table 401-1, Asphalt Concrete Mix Design Requirements, except Voids in Mineral Aggregate (VMA) and Dust/Asphalt ratio specifications do not apply.  RAP may be used in the mixture.  The design minimum residual asphalt content (RAP residual plus PG 52-28) is 5 percent by weight of total mix and with 1/4 percent antistrip by weight of PG 52-28.  The Job Mix Design will specify the design aggregate gradation, gradation of virgin aggregate blend, percent of residual asphalt cement, percentage of RAP, and mixing and compaction temperature ranges.

Submit changes in the Job Mix design warranted by changes in the source of asphalt cement, the source of aggregates, aggregate quality, aggregate gradations, or blend ratios, in the same manner as the original submittal.  A new Job Mix Design will only apply to asphalt concrete mixture produced after submitting the new aggregate gradation.

Approved Job Mix Designs will have the full tolerances shown in Table 401-2 applied and will not be limited to the broad band listed in Table 703-3.

306-3.02	WEATHER LIMITATIONS.  Delete the requirements of this subsection and substitute the following:  Apply the requirements of Subsection 401-3.01.

306-3.03	STOCKPILING.  Delete this subsection in its entirety.

306-3.04	EQUIPMENT.  Add the following:  Apply the requirements of Subsection 401-3.02 to equipment.

Add the following to item 1:

- If recycled materials are used, the asphalt plant shall combine RAP with asphalt concrete aggregates to produce a hot recycled asphalt treated base mixture.

Delete Subsections 306-3.05 and 306-3.06 and substitute the requirements of Subsections 401-3.08 and 401-3.09.

Delete Subsections 306-3.08 and 306-3.09 and substitute the requirements of Subsections 401-3.12 and 401-3.13.

Apply the requirements of Subsections 401-3.07, 401-3.10, and 401-3.11.

Add the following Subsection:

306-3.12	PATCHING DEFECTIVE AREAS.  Remove ATB that becomes contaminated with foreign material, is segregated, or is determined to be defective.  Do not skin patch.  Remove defective materials for the full thickness of the course.  Cut the pavement so that edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees.  Coat edges with a tack coat conforming to Section 402 and allow to cure.  Place and compact fresh ATB to grade and smoothness requirements. (02/05/03)R226M98

Standard Modification

306-4.01	METHOD OF MEASUREMENT.  In the second paragraph, change “Asphalt material” to “Asphalt cement”.  (06/25/99)M72

Special Provisions

306-4.01	METHOD OF MEASUREMENT.  Change the third paragraph to read:

Antistrip additive.  Will not be measured for payment, the cost of the antistrip additive will be subsidiary to Item 306(2).

306-4.02	ACCEPTANCE SAMPLING AND TESTING.  The Department has the exclusive right and responsibility for determining the acceptability of materials incorporated into the project.  The Engineer will perform acceptance sampling and testing.  The Engineer will make the results of the acceptance testing available to the Contractor within seven working days from the date of sampling.  Sample the blended virgin aggregate at the cold feed.  The Contractor may select the sample location of mix to determine the asphalt content.

Within 24 hours of final rolling, cut one 150 mm diameter core, full depth, from the finished mat to determine density according to WAQTC FOP for AASHTO T166/T275.  Neatly cut the sample using a core drill at the randomly selected location marked by the Engineer.  Use a core extractor to prevent damage to the core.  Do not cut a sample over a bridge deck.

Apply Tolerances shown in Table 401-2 to test results to determine compliance with mix design.

The Engineer will test for density, gradation, and asphalt content as specified in Subsection 401-4.02; however, the price adjustments of Section 401 will not apply. (02/05/03)R226M98

Standard Modification

306-5.01	BASIS OF PAYMENT.  In the Pay Item table, change “Asphalt Material” to “Asphalt Cement”.  (06/25/99)M72

Special Provisions

306-5.01	BASIS OF PAYMENT.  Add the following:  If the Mix Design requires more than 5% asphalt cement, only the quantity in excess of 5% shall be paid for at the Contract unit price for Item 401(2) Asphalt Cement, PG 52-28.

Patching defective areas shall be subsidiary to Item 306(1).

Replace Section 401 with the following:

# SECTION 401

# HOT MIX ASPHALT AND SURFACE TREATMENTS

401-1.01	DESCRIPTION. Construct one or more layers of plant-mixed hot mix asphalt on an approved surface, to the lines, grades, and depths shown on the Plans.  For the purposes of this Project, the terms Hot Mix Asphalt as applied to all or part of the contract refers to Asphalt Concrete.

###### MATERIALS

401-2.01	COMPOSITION OF MIXTURE - JOB MIX DESIGN. Meet the requirements of Table 401-1 for the Job Mix Design performed in accordance with ATM 417.

TABLE 401-1

hOT MIX Asphalt mix Design Requirements

| DESIGN PARAMETERS | CLASS “A” | CLASS “B” |
| --- | --- | --- |
| Stability, N | 8000 min. | 5340 min. |
| Flow, 25 mm | 8-14 | 8-16 |
| Voids in Total Mix, % | 3-5 | 3-5 |
| Compaction, number of blows each side of test specimen | 75 | 50 |
| Percent Voids Filled with Asphalt (VFA) | 65-75 | 65-78 |
| Minimum Asphalt Cement Content, (%) | 5.0 | 5.0 |
| Dust-asphalt ratio* | 0.6-1.4 | 0.6-1.4 |
| Voids in the Mineral Aggregate (VMA), %, min. |  |  |
| Type I Type II Type III, IV | 12.0 13.0 14.0 | 11.0 12.0 13.0 |

*Dust-asphalt ratio is the percent of material passing the 0.075 mm sieve divided by the percent of effective asphalt (calculated by weight of mix).

The approved Job Mix Design will specify the target values for gradation, the target value for asphalt cement content, the Maximum Specific Gravity (MSG) of the hot mix asphalt, the additives, and the allowable mixing temperature range.

Target values for gradation in the Job Mix Design must be within the broad band limits shown in Table 703-3, for the type of hot mix asphalt specified.  For acceptance testing, hot mix asphalt will have the full tolerance limits in Table 401-2 applied.  Except the 0.075 mm sieve, the tolerance limits will apply even if they fall outside the broad band shown in Table 703-3.  The tolerance limits for the 0.075 mm sieve will be confined by the broad band shown in Table 703-3.  Tolerance limits will not be applied to the largest sieve specified.

Do not produce hot mix asphalt for payment until the Engineer approves the Job Mix Design.  Do not mix hot mix asphalt produced from different plants.

Use Hot Mix Asphalt Type II, Class B, minimum, for temporary pavement.

Submit the following to the Engineer at least 15 days before the production of hot mix asphalt:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process quality control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-3 for each type of hot mix asphalt specified in the Contract.

2.	Representative samples of each aggregate (coarse, intermediate, fine, and blend material and/or mineral filler, if any) in the proportions required for the proposed mix design. Furnish a total of 250 kg of material.

3.	Five separate 4 liter samples of the asphalt cement proposed for use in the hot mix asphalt.  Include name of product, manufacturer, test results of the applicable quality requirements of Subsection 702-2.01, manufacturer's certificate of compliance per Subsection 106-1.05, a temperature viscosity curve for the asphalt cement or manufacturer's recommended mixing and compaction temperatures, and current Material Safety Data Sheet.

4.	One sample, of at least 235 ml, of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Material Safety Data Sheet.

The Engineer will then evaluate the material and the proposed gradation using ATM 417 and the requirements of Table 401-1 for the appropriate type and class of hot mix asphalt specified and establish the approved Job Mix Design which will become a part of the Contract.

The Engineer will assess a fee of $2,500 under Item 401(6), Asphalt Price Adjustment, for each mix design subsequent to the approved Job Mix Design for each Type and Class of Hot Mix Asphalt specified.

No payment for hot mix asphalt for which a new Job Mix Design is required, will be made until the new Job Mix Design is approved.  Approved changes apply only to hot mix asphalt produced after the submittal of the changes.

Changes. Failure to achieve results conforming to Table 401-1 or changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio, will require a new Job Mix Design. Submit changes and new samples in the same manner as the original submittal.

401-2.02	AGGREGATES. Conform to Subsection 703-2.04.

Use a minimum of three stockpiles for crushed hot mix asphalt aggregate (coarse, intermediate, and fine). Place blend material or mineral filler, if any, in separate piles.

401-2.03	ASPHALT CEMENT. Provide the grade of asphalt cement specified in the Contract meeting the applicable requirements of Section 702.  If not specified, use PG 52-28.

Provide test reports for each batch of asphalt cement showing conformance to the specifications in Section 702 prior to delivery to the project.  Require that the storage tanks used for each batch be noted on the test report, the anti-strip additives required by the mix design be added during load out for delivery to the project, and a printed weight ticket for anti-strip is included with the asphalt cement weight ticket.  The location where anti-strip is added may be changed with the written approval of the Engineer.

Furnish the following documents at delivery:

  - Manufacturer’s certificate of compliance (106-1.05).

  - Conformance test reports for the batch (Section 702).

  - Batch number and storage tanks used.

  - Date and time of load out for delivery.

  - Type, grade, temperature, and quantity of asphalt cement loaded.

  - Type and percent of anti-strip added.

401-2.04	ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM 414 and included in the approved Job Mix Design.  At least 70% of the aggregate must remain coated when tested according to ATM 414.

401-2.05	PROCESS QUALITY CONTROL.  Sample and test materials for quality control of the hot mix asphalt according to Subsection 106-1.03.  Provide copies of these test results to the Engineer within 24 hours.

Failure to perform quality control forfeits the Contractor’s right to a retest under Subsection 401-4.02.

Submit a paving and plant control plan at the pre-paving meeting to be held a minimum of 5 working days before initiating paving operations.  Address the sequence of operations and joint construction.  Outline steps to assure product consistency, to minimize segregation, and to prevent premature cooling of the hot mix asphalt. Include a proposed quality control testing frequency for gradation, asphalt cement content, and compaction.

CONSTRUCTION REQUIREMENTS

401-3.01	WEATHER LIMITATIONS.  Do not place the hot mix asphalt on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mix.  Do not place hot mix asphalt unless the roadway surface temperature is 5°C or warmer.

401-3.02	EQUIPMENT, GENERAL.  Use equipment in good working order and free of hot mix asphalt buildup.  Make equipment available for inspection and demonstration of operation a minimum of 24 hours before placement of hot mix asphalt.

401-3.03	ASPHALT MIXING PLANT.  Meet AASHTO M 156. Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the calibration data to the Engineer at least 4 hours before hot mix asphalt production.

Provide a scalping screen at the asphalt plant to prevent oversize material or debris from being incorporated into the hot mix asphalt.

Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3-way valve) for sampling asphalt cement.

Provide aggregate and asphalt cement sampling conditions meeting OSHA safety requirements.

401-3.04	HAULING EQUIPMENT. Haul hot mix asphalt in trucks with tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, lime water solution, or an approved manufactured asphalt release agent.  Do not use petroleum fuel as an asphalt release agent.

Cover the hot mix asphalt in the hauling vehicle, when directed.

401-3.05	ASPHALT PAVERS.  Use self-propelled units equipped with a heated vibratory screed.  Control grade and cross slope with automatic grade and slope control devices.  Use an erected string line, a 9 m minimum mobile stringline (ski), or other approved grade follower, to automatically actuate the paver screed control system.  Use grade control on either (a) both the high and low sides or (b) grade control on the high side and slope control on the low side.

Equip the paver with a receiving hopper having sufficient capacity for a uniform spreading operation.  Equip the hopper with a distribution system to place the hot mix asphalt uniformly in front of the screed.

Use a screed assembly that produces a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the hot mix asphalt.

Equip the paver with a means of preventing the segregation of the coarse aggregate particles from the remainder of the bituminous plant mix when that mix is carried from the paver hopper back to the paver augers.  The means and methods used shall be approved by the paver manufacturer and may consist of chain curtains, deflector plates, or other such devices and any combination of these.

The following specific requirements apply to the identified bituminous pavers:

(1)	Blaw-Knox bituminous pavers shall be equipped with the Blaw-Knox Materials Management Kit (MMK).

(2)	Cedarapids bituminous pavers must have been manufactured in 1989 or later.

(3)	Caterpillar bituminous pavers shall be equipped with deflector plates.

The use of a “Layton Box” or equivalent towed paver is allowed on bike paths, sidewalks, and driveways.

401-3.06	ROLLERS.  Use both steel-wheel (static or vibratory) and pneumatic-tire rollers.  Operate rollers according to manufacturer's instructions.  Avoid crushing or fracturing of aggregate.  Use rollers designed to compact hot mix asphalt and reverse without backlash.

Use fully skirted pneumatic-tire rollers with a minimum operating weight of 1360 kg per tire.

401-3.07	PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces in conformance with the Plans and Specifications. Prior to applying tack coat to the existing surface, clean out loose material from cracks in existing pavement wider than 1 inch in width full depth then fill using asphalt concrete. Tamp in place.  Clean, wash, and sweep existing paved surfaces of loose material.

Preparation of a milled surface,

	Prelevel remaining ruts, pavement delaminations, or depressions having a depth greater than 13 mm with Asphalt Concrete, Type IV.  No density testing is required for the leveling course material.  The Engineer will inspect and accept this material.

	If planing breaks through existing pavement remove 50 mm of existing base and fill with Asphalt Concrete, Type II, Class B.  Notify the Engineer of pavement areas that might be considered thin or unstable during pavement removal.

Existing surface must be approved by the Engineer before applying tack coat.  Clean existing paved surfaces of loose material.

Prior to placing the hot mix asphalt, uniformly coat contact surfaces of curbing, gutters, sawcut pavement, cold joints, manholes, and other structures with tack coat material meeting Section 402.

Allow prime coat to cure and emulsion tack coat to break before placement of hot mix asphalt on these surfaces.

401-3.08	PREPARATION OF ASPHALT CEMENT. Provide a continuous supply of asphalt cement to the asphalt plant at a uniform temperature, within the allowable mixing temperature range.

401-3.09	PREPARATION OF AGGREGATES. Dry the aggregate so the moisture content of the hot mix asphalt, sampled at the point of acceptance for asphalt cement content, does not exceed 0.5% (by total weight of mix), as determined by WAQTC FOP for AASHTO T 329.

Heat the aggregate for the hot mix asphalt to a temperature compatible with the mix requirements specified.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  Hot mix asphalt containing soot or fuel is considered unacceptable per Subsection 105-1.11.

401-3.10	MIXING.  Combine the aggregate, asphalt cement and additives in the mixer in the amounts required by the Job Mix Design. Mix to obtain 98% coated particles when tested according to AASHTO T 195.

For batch plants, put the dry aggregate in motion before addition of asphalt cement.

Mix the hot mix asphalt within the temperature range determined by the Job Mix Design.

401-3.11	TEMPORARY STORAGE.  Silo type storage bins may be used, provided that the characteristics of the hot mix asphalt are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness, or stiffness of the hot mix asphalt are causes for rejection.

401-3.12	PLACING AND SPREADING.  Place the hot mix asphalt upon the approved surface, spread, strike off, and adjust surface irregularities.  Use asphalt pavers to distribute hot mix asphalt, including leveling courses.

During placement, the Engineer may evaluate the hot mix asphalt immediately behind the paver for temperature uniformity.  Areas with temperature differences more than 14oC lower than the surrounding hot mix asphalt are likely to produce areas of low density.  Any thermal images and/or thermal profile data will become part of the project record and shared with the Contractor.  The Contractor shall immediately adjust his laydown procedures to correct the problem.

Use hand tools to spread, rake, and lute the hot mix asphalt in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.

When the section of roadway being paved is open to traffic, pave adjacent traffic lanes to the same elevation within 24 hours.  Place approved material against the outside pavement edge when the drop off exceeds 50 mm.

When multiple lifts are specified in the Contract, do not place the final lift until all lower lifts throughout that section, as defined by the Paving Plan, are placed and accepted.

Do not pave against new Portland cement concrete curbing until it has cured for at least 72 hours.

Place hot mix asphalt over bridge deck membranes according to Section 508 and the manufacturer's specifications.

401-3.13	COMPACTION. Thoroughly and uniformly compact the hot mix asphalt by rolling.  In areas not accessible to large rollers, compact with mechanical tampers or trench rollers.

The target value for density is 94% of the maximum specific gravity (MSG), as determined by WAQTC FOP for AASHTO T 209.  For the first lot of each type of hot mix asphalt, the MSG will be determined by the Job Mix Design.  For additional lots, the MSG will be determined by the sample from the first sublot of each lot.

Acceptance testing for density will be performed in accordance with WAQTC FOP for AASHTO T 166/T 275 using a 150 mm diameter core.  (Acceptance testing for density of leveling course or temporary pavement is not required.)

Do not leave rollers or other equipment standing on hot mix asphalt that has not cooled sufficiently to prevent indentation.

401-3.14	JOINTS. Minimize the number of joints.  Place and compact the hot mix asphalt to ensure a continuous bond, texture, and smoothness between adjacent panels of hot mix asphalt.

Remove full depth improperly formed joints resulting in surface irregularities, replace with new hot mix asphalt, and thoroughly compact.

Precut all pavement removal to a neat line with a power saw or other method approved by the Engineer.

Form transverse joints by saw cutting back on the previous run to expose the full depth of the layer with a power saw or other method approved by the Engineer or use a removable bulkhead.

Offset the longitudinal joints in one layer from the joint in the layer immediately below by at least 150 mm.  Align the joints of the top layer at the centerline or lane lines.  Where preformed marking tape striping is required, offset the longitudinal joint in the top layer not more than 300 mm from the edge of the stripe.

Uniformly coat all joint surfaces below the final lift with tack coat conforming to Section 703 prior to placing any fresh HMA against the joint.

Before placing an adjacent panel of hot mix asphalt to form a joint in the top layer, apply Crafco Pavement Joint Adhesive No. 34524, Deery Cold Joint Adhesive or approved equal, to the edge of the existing panel.  Edge surface preparation, application temperature, thickness, and method shall be per manufacturer’s recommendations.

For the top layer of hot mix asphalt, the minimum specification limit for longitudinal joint density is 91% of the MSG of the panel completing the joint.  Cut one 150 mm diameter core centered on the longitudinal joint at each location the panel completing the joint is cored for acceptance density testing.  Density will be determined in accordance with WAQTC FOP for AASHTO T 166/T 275.

In the top layer, seal the longitudinal joints with Asphalt Systems GSB-78 or approved equal, while the hot mix asphalt is clean, free of moisture, and before traffic marking.  Longitudinal joint sealing shall be per the manufacturer’s recommendations and an application rate of 6 L per square meter.  Apply the sealant at least 300 mm wide centered on the longitudinal joint.

Hot lapped joints formed by paving in echelon must be completed while the mat temperature is over 65C.  These joints do not need to be tacked and will be measured and evaluated for joint density.

Longitudinal joints will be evaluated for acceptance in accordance with 401-4.05.

401-3.15	SURFACE TOLERANCE.  The Engineer will test the finished surface after final rolling at selected locations using a 3 m straightedge.  Correct variations from the testing edge, between any two contacts of more than 6 mm.

After completion of corrective work, the Engineer will measure the pavement surface in the driving lanes a second time for a smoothness price adjustment.  No measurements will be taken in turn lanes, lane transitions, or within 7.6 m of the existing pavement at the project beginning and end.

Smoothness will be measured in both wheel paths of each lane and reported as profilograph results (PrI) filtered with a 50 mm blanking band. Report PrI as a job average for all measured lanes, calculated to the nearest 25mm.

401-3.16	PATCHING DEFECTIVE AREAS.  Remove any hot mix asphalt that becomes contaminated with foreign material, is segregated, or is in any way determined to be defective.  Do not skin patch. Remove defective hot mix asphalt for the full thickness of the course.  Cut the pavement so that all edges are vertical, the sides are parallel to the direction of traffic.  Coat edges with a tack coat meeting Section 402 and allow to cure.  Place and compact fresh hot mix per Subsection 401-3.13 to grade and smoothness requirements.

All costs associated with patching defective areas are subsidiary to the hot mix asphalt pay item.

401-4.01	METHOD OF MEASUREMENT. Section 109 and the following:

Hot Mix Asphalt.

a)	By weighing.  No deduction will be made for the weight of asphalt cement or anti stripping additive.

b)	By the area of final hot mix asphalt surface.

Asphalt Price Adjustment.  Calculated by quality level analysis under Subsection 401-4.03.

Asphalt Cement.  By the megagram, as follows.

1.	Percent of asphalt cement for each sublot multiplied by the total weight represented by that sublot.  Percent of asphalt cement will be determined by ATM 405 or WAQTC FOP for AASHTO T 308.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.  If no acceptance testing is required, the percent of asphalt cement is the target value for asphalt cement in the Job Mix Design.

2.	Supplier's invoices minus waste, diversion and remnant.  This procedure may be used on projects where deliveries are made in tankers and the asphalt plant is producing hot mix asphalt for one project only.

The Engineer may direct, at any time, that tankers be weighed in the Engineers presence before and after unloading. If the weight determined at the project varies more than 1% from the invoice amount, payment will be based on the weight determined at the project.

Any remnant or diversion will be calculated based on tank stickings or weighing the remaining asphalt cement. The Engineer will determine the method. The weight of asphalt cement in waste hot mix asphalt will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Method 1 will be used for determining asphalt cement quantity unless otherwise directed in writing.  The procedure initially used will be the one used for the duration of the project.  No payment will be made for any asphalt cement more than 0.4% above the optimum asphalt cement content specified in the Job Mix Design.

Temporary Pavement.  By weighing.  No deduction will be made for the weight of asphalt cement or anti-stripping additive.

Anti-Strip Additive.  Based on the number Mg of asphalt cement containing required additive.

Job Mix Design.  When specified, Contractor furnished Job Mix Design will be measured at one per hot mix asphalt class and type.

Longitudinal Joint.  By the linear meter.

401-4.02	ACCEPTANCE SAMPLING AND TESTING.  The quantity of each class and type of hot mix asphalt produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 4,500 Mg.  The lot will be divided into sublots of 450 Mg, each randomly sampled and tested for asphalt cement content, density, and gradation according to this Subsection.  If the project has more than 1 lot, and less than 8 additional sublots have been sampled at the time a lot is terminated, either due to completion of paving operations or the end of the construction season (winter shutdown), the material in the shortened lot will be included as part of the prior lot.  The price adjustment computed, according to Subsection 401-4.03, for the prior lot will include the samples from the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 900 Mg and 4,499 Mg, the Contract quantity will be considered one lot.  The lot will be divided into sublots of 450 Mg and randomly sampled for asphalt cement content, density, and gradation according to this Subsection except that a determination for outliers will not be performed.  Hot mix asphalt quantities of less than 270 Mg remaining after dividing the Contract quantity into sublots will be included in the last sublot.  Hot mix asphalt quantities of 270 Mg or greater will be treated as an individual sublot.  The lot will be evaluated for price adjustment according to Subsection 401-4.03 except as noted.

For contract quantity of less than 900 Mg (and for temporary pavement), hot mix asphalt will be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the hot mix asphalt to the specified depth and finished surface requirements and tolerances.  The Engineer reserves the right to perform any testing required in order to determine acceptance.  Remove and replace any hot mix asphalt that does not conform to the approved Job Mix Design.

Samples collected at the plant from dry batched aggregates, the conveyor system, or the asphalt cement supply line shall be taken by the Contractor in the presence of the Engineer.  The Engineer will take immediate possession of the samples.

1.	Asphalt Cement Content.  Hot mix asphalt samples taken for the determination of asphalt cement content will be taken randomly from behind the screed prior to initial compaction, at the end of the auger, or from the windrow according to WAQTC FOP for AASHTO T 168 and ATM 403, as directed by the Engineer.  Hot mix asphalt samples taken for the determination of both asphalt cement content and gradation will be taken randomly from behind the screed prior to initial compaction or from the windrow according to WAQTC FOP for AASHTO T 168 and ATM 403.

Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  At the discretion of the Engineer, asphalt cement content will be determined in according with ATM 405 or WAQTC FOP for AASHTO T 308.

2.	Aggregate Gradation.

a.	Drum Mix Plants.  Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a diverter device, or from the stopped conveyor belt according to WAQTC FOP for AAHSTO T 2, or from the same location as samples for the determination of asphalt cement content.  Locate diverter devices for obtaining aggregate samples from drum mix plants on the conveyor system delivering combined aggregates into the drum.  Divert aggregate from the full width of the conveyor system and maintain the diverter device to provide a representative sample of aggregate incorporated into the hot mix asphalt.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  The aggregate gradation for samples from the conveyor system will be determined in accordance with WAQTC FOP for AASHTO T 27/T 11.  For hot mix asphalt samples, the gradation will be determined in accordance with WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

- Batch Plants.  Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates in accordance with WAQTC FOP for AASHTO T 2. Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  Dry batched aggregate gradations will be determined in accordance with WAQTC FOP for AASHTO T 27/T 11.  For hot mix asphalt samples, the aggregate gradation will be determined in accordance with WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

3.	Density.  Cut full depth core samples from the finished hot mix asphalt within 24 hours after final rolling. Neatly cut one 150 mm diameter core sample with a core drill at each location marked by the Engineer.  Cut 150 mm diameter core samples for assurance testing as directed by the Engineer.  Use a core extractor to prevent damage to the core.  The Engineer will determine the density of the core samples in accordance with WAQTC FOP for AASHTO T 166/T 275.  Do not core hot mix asphalt on bridge decks. Backfill and compact all voids left by coring with new hot mix asphalt within 24 hours.

Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 406(1), Asphalt Price Adjustment.

Cores for longitudinal joint density shall be centered on the longitudinal joint at each location the panel completing the joint is cored for mat density acceptance testing.

4.	Retesting.  A retest of any sample outside the limits specified in Table 401-2 may be requested provided the quality control requirements of 401-2.05 are met. Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  The Engineer will mark the sample location for the density retest within a meter radius of the original core.  The original test results will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample is allowed.  Except for the first lot, when gradation and asphalt cement content are determined from the same sample, retesting for gradation or asphalt cement content from the first sublot of a lot will include retesting for the MSG; when separate samples are used, retesting for asphalt cement content will include retesting for the MSG.

5.	Asphalt Cement.  The lot size for asphalt cement will normally be 200 Mg.  If a project has more than one lot and the remaining asphalt cement quantity is less than 150 Mg, it will be added to the previous lot and that total quantity will be evaluated for price adjustment as one lot.  If the remaining asphalt cement quantity is 150 Mg or greater, it will be sampled, tested and evaluated as a separate lot.

If the contract quantity of asphalt cement is between 85 – 199 Mg, the contact quantity will be considered as one lot and sampled, tested, and evaluated in accordance with this Subsection.  Quantities of asphalt cement less than 85 Mg will be accepted based on manufacturer’s certified test reports and certification of compliance.

Asphalt cement will be sampled in accordance with WAQTC FOP for AASHTO T 40, tested for conformance to the specifications in Section 702, and evaluated for price adjustment in accordance with 401-4.03.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.  Three separate samples from each lot will be taken, one for acceptance testing, one for Contractor retesting, and one held in reserve for referee testing if applicable.

The total asphalt cement price adjustment is the sum of the individual lot price adjustments and will be subtracted under Item 401(6), Asphalt Price Adjustment.

401-4.03	EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to each type of Hot Mix Asphalt for which the contract quantity equals or exceeds 900 Mg, except as specified in Subsection 401-4.02.

Acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis method as specified in Subsection 106-1.03 to determine the total estimated percent of the lot that is within specification limits.

The price adjustment is based on the lowest of two pay factors.  The first factor is a composite pay factor for hot mix asphalt which includes gradation and asphalt cement content.  The second factor is for density.

A lot containing hot mix asphalt with less than a 1.00 pay factor will be accepted at an adjusted price, provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing hot mix asphalt that fails to obtain at least a 0.75 pay factor will be considered unacceptable and rejected under Subsection 105-1.11.

The Engineer will reject hot mix asphalt which appears to be defective based on visual inspection.  A minimum of two samples will be collected from the rejected hot mix asphalt and tested if requested.  If all test results are within specification limits, payment will be made for the hot mix asphalt.  If any of the test results fail to meet specifications, no payment will be made and the cost of the testing will be subtracted under Item 401(6), Asphalt Price Adjustment.  All costs associated with removal and disposal of the rejected hot mix asphalt are subsidiary to the Hot Mix Asphalt pay item.

Outlier Test.  Before computing the price adjustment, the validity of the test results will be determined by SP-7, the Standard Practice for Determination of Outlier Test Results. Outlier test results will not be included in the price adjustment calculations.

When gradation and asphalt cement content are determined from the same sample, if any sieve size on the gradation test or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sample will not be included in the price adjustment.  The density test result for that sublot will be included in the price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price adjustment, however, the gradation and asphalt cement content results for the sublot will be included provided neither is an outlier.

When gradation and asphalt cement content are determined from separate samples, if any sieve size on the gradation test is an outlier, then the gradation test results for that sample will not be included in the price adjustment.  The asphalt cement content and density test results for that sublot will be included in the price adjustment provided neither is an outlier.  If the asphalt cement content test result is an outlier, it will not be included in the price adjustment but the gradation and density test results for the sublot will be included provided neither is an outlier.  If the density test result is an outlier, it will not be included in the price adjustment but the gradation and asphalt cement content test results will be included provided neither is an outlier.

Quality Level Analysis. Pay factors are computed as follows:

1.	Outliers (determined by SP-7), and any test results on material not incorporated into the work, are eliminated from the quality level analysis.

The arithmetic mean () of the remaining test results is determined:

Where:	= summation of

x = individual test value to xn

n = total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the  0.075 mm sieve.  is rounded to the nearest hundredth for asphalt cement content and the 0.075 mm sieve.

2.	The sample standard deviation(s), after the outliers have been excluded, is computed:

Where:	(x2)	=	sum of the squares of individual test values.

(x)2	=	square of the sum of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the 0.075 mm sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt cement content and the 0.075 mm sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and all sieves except the 0.075 mm. Use s = 0.020 for asphalt cement content and the 0.075 mm sieve.

3.	The USL and LSL are computed.  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 401-2.  The TV is the specification value specified in the approved Job Mix Design. Specification tolerance limits for the largest sieve specified will be plus 0 and minus 1 when performing PWL calculations.  The TV for density is 94% of the maximum specific gravity (MSG), the LSL is 92% of MSG and the USL is 98%.

TABLE 401-2

LOWER SPECIFICATION LIMIT (LSL) &

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 19 mm sieve | TV-6.0 | TV+6.0 |
| 12.5 mm sieve | TV-6.0 | TV+6.0 |
| 9.5 mm sieve | TV-6.0 | TV+6.0 |
| 4.75 mm sieve | TV-6.0 | TV+6.0 |
| 2.36 mm sieve | TV-6.0 | TV+6.0 |
| 1.18 mm sieve | TV-5.0 | TV+5.0 |
| 0.600 mm sieve | TV-4.0 | TV+4.0 |
| 0.300 mm sieve | TV-4.0 | TV+4.0 |
| 0.150 mm sieve | TV-3.0 | TV+3.0 |
| 0.075 mm sieve1 | TV-2.0 | TV+2.0 |
| Asphalt % | TV-0.4 | TV+0.4 |
| Mat Density % | 92 | 98 |

Note 1. Tolerances for the 0.075 mm sieve may not exceed the broad band limits in Table 703-3.

4.	The Upper Quality Index (QU) is computed:	QU

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	The Lower Quality Index (QL) is computed:	QL

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	PU (percent within the upper specification limit which corresponds to a given QU) is determined. See Subsection 106-1.03.

7.	PL (percent within the lower specification limit which corresponds to a given QL) is determined. See Subsection 106-1.03.

8.	The Quality Level (the total percent within specification limits) is determined for aggregate gradation, asphalt cement content, and density.

Quality Level = (PL + PU) - 100

9.	Using the Quality Levels from Step 8, the lot Pay Factor is determined for Density (DPF) and gradation and asphalt cement content pay factors (PF) from Table 106-2. The maximum pay factor for the largest sieve size specification for gradation is 1.00.

10.	The Composite Pay Factor (CPF) for the lot is determined using the following formula:

[f19 mm (PF19 mm) + f2.5 mm (PF2.5 mm) +....fac (PFac)]

CPF =

Sf

The CPF is rounded to the nearest hundredth.

Table 401-3 gives the weight factor (f) for each sieve size and asphalt cement content.

TABLE 401-3

WEIGHT FACTORS

| ###### Sieve Size | Type I | Type II | Type III |
| --- | --- | --- | --- |
|  | ###### Factor “f” | Factor “f” | ###### Factor “f” |
| 25.4 mm sieve | 4 |  |  |
| 19.0 mm sieve | 4 | 4 |  |
| 1.25 mm sieve | 4 | 5 | 4 |
| 9.5 mm sieve | 4 | 5 | 5 |
| 4.75 mm sieve | 4 | 4 | 5 |
| 2.36 mm sieve | 4 | 4 | 5 |
| 1.18 mm sieve | 4 | 4 | 5 |
| 0.600 mm sieve | 4 | 5 | 6 |
| 0.300 mm sieve | 4 | 5 | 6 |
| 0.150 mm sieve | 4 | 4 | 4 |
| 0.075 mm sieve | 20 | 20 | 20 |
| Asphalt Cement Content, % | 40 | 40 | 40 |

The price adjustment will be based on either the CPF or DPF, whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1.00] x (tons in lot) x (PAB)

* CPF or DPF, whichever is lower.

PAB = Price Adjustment Base = $46.25 per Mg

Table 401-4

ASPHALT CEMENT PAY REDUCTION FACTORS

(Use the single, highest pay reduction factor)

|  | #### Spec | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 0 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.1 | 0.25 | Reject or Engr Eval |
| ##### Tests On Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | ≤3 Pa-s | <3 |  | >3 |  |  |  |  |  |  |
| Dynamic Shear | ≥1.00 kPa | ≥1.00 |  | 0.88-0.99 |  |  |  | 0.71-0.87 | 0.50-0.70 | <0.50 |
| Toughness | ≥110 in-lbs | ≥93.5 | 90.0-93.4 | 85.0-89.9 | 80.0-84.9 | 75.0-79.9 | 70.0-74.9 |  |  | <70.0 |
| Tenacity | ≥75 in-lbs | ≥63.8 | 61.0-63.7 | 58.0-60.9 | 55.0-57.9 | 52.0-54.9 | 48.0-51.9 |  |  | <48.0 |
| ##### Tests On RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | ≤1.00 % | ≤1.00 |  | 1.001-1.092 |  |  |  | 1.093-1.184 | 1.185-1.276 | >1.276 |
| Dynamic Shear | ≥2.20 kPa | ≥2.20 |  | 1.816-2.199 |  |  |  | 1.432-1.815 | 1.048-1.431 | <1.048 |
| ##### Test On PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | ≤5000 kPa | ≤5000 |  | 5001-5289 |  |  |  | 5290-5578 | 5579-5867 | >5867 |
| Creep Stiffness, S | ≤300 MPa | ≤300 |  | 301-338 |  |  |  | 339-388 | 389-450 | >450 |
| Creep Stiffness, m-value | ≥0.300 | ≥0.300 |  | 0.287-0.299 |  |  |  | 0.274-0.286 | 0.261-0.273 | <0.261 |
| Direct Tension | ≥1.0 % | ≥1.0 |  | 0.86-0.99 |  |  |  | 0.71-0.85 | 0.56-0.70 | <0.56 |

# Asphalt Cement Price Adjustment for each sample = 5 x PAB x Qty X PRF

PAB = Price Adjustment Base

Qty = Quantity of asphalt cement represented by asphalt cement sample

PRF = Pay Reduction Factor from Table 401-4

Asphalt Cement Appeal Procedure.  Once notified of a failing test result of an asphalt cement sample, the Contractor has 21 days to issue a written appeal.  The appeal must be accompanied by all of the Contactor’s quality control test results and a test result of Contactor’s sample of this lot tested by an AASHTO accredited asphalt laboratory (accredited in the test procedure in question).  The Engineer will review these test results and using ASTM D3244 determine a test value upon which to base a price reduction.

If the Contractor challenges this value, then the referee sample held by the Engineer will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  This test result will be incorporated into the ASTM D3244 procedure to determine a test value upon which to base a price reduction.  If this final value incurs a price adjustment, the Contractor under Item 401(6) Asphalt Price Adjustment, shall pay the cost of testing the referee sample.

The total Asphalt Price Adjustment is the sum of all the price adjustments for each lot and will be included in 401(6) Asphalt Price Adjustment.

401-4.04	EVALUATION OF PAVEMENT FOR SMOOTHNESS.  The top layer of hot mix asphalt will be measured in accordance with 401-3.15 and evaluated for a smoothness price adjustment.  The Engineer will calculate the smoothness price adjustment as follows:

Smoothness Price Adjustment = PAB x PQ x SF

PAB = Price Adjustment Base (401-4.03)

PQ = Final quantity of Hot Mix Asphalt, Mg

PrI = Final measured hot mix smoothness, mm / km

SF = Smoothness Factor

If the PQ is less than 1,500 Mg, the SF = 0

If the PQ is 1,500 to 5,000 Mg, the SF = 0.1167 – (0.0011 x PrI)

If the PQ is greater than 5,000 Mg, the SF = 0.0584 – (0.00053 x PrI)

The smoothness price adjustment will be applied under Item 401(6) Asphalt Price Adjustment.

401-4.05	EVALUATION OF LONGITUDINAL JOINTS FOR ACCEPTANCE.  Longitudinal joint density price adjustments apply when hot mix asphalt quantities are equal to or greater than 1,500 Mg.

A longitudinal joint density price adjustment for the top layer will be based on the average of the joint densities for the project and determined as follows:

1.	If the project average joint density is less than 91% of MSG, the following disincentives apply:

a.	Longitudinal joint density price adjustment equal to $9.00 per lineal meter is deducted under Item 401(6), Asphalt Price Adjustment.

2.	If the project average joint density is greater than 92% of MSG,the following incentive applies:

Longitudinal joint density price adjustment equal to $4.50 per linear meter is added under Item 401(6), Asphalt Price Adjustment.

401-5.01 BASIS OF PAYMENT

Separate payment will not be made for asphalt cement or anti-strip additives for Item 401(3) Temporary Pavement, or hot mix asphalt for leveling course.

Anti stripping additives, and tack coat are subsidiary to the hot mix asphalt.

Price adjustments will not apply to:

1.	Hot Mix Asphalt for leveling course

2.	Temporary Pavement

Payment for furnishing and installing joint adhesive and sealing the pavement adjacent to the joints will be paid as 401(9) Longitudinal Joint Adhesive and Sealing.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 401(1) Asphalt Concrete, Type __; Class __ | ## Mg |
| 401(2) Asphalt Cement, Grade ____ | ## Mg |
| 401(6) Asphalt Price Adjustment | ## Contingent Sum |
| 401(9) Longitudinal Joint Adhesive and Sealing | ## Linear Meter |

R199USC04(06/07/06)

# SECTION 501

# STRUCTURAL CONCRETE

Special Provisions

501-1.01	DESCRIPTION.  Add the following:

Class DS:	Drilled Shaft Concrete

501-2.01	MATERIALS.  Add the following:

| DS Grout | Subsection 701-2.04 |
| --- | --- |
| Utiliduct, Steel | ASTM A53 |
| Utiliduct, HDPE | Subsection 706-2.08 |
| Expanded Polyethylene | Closed-cell expanded polyethylene planks with a density of 35 (±0.3) kg/m3 as determined by ASTM D3575, Suffix W, Method B. Maximum compressive deflection of 50% at 103 (±21) kPa as determined by ASTM D3575, Suffix D. |
| Pourable Joint Sealant | Self-leveling, urethane sealant designed to seal expansion joints. Submit product information to the Engineer for approval. |
| Structural Steel | Section 716 |

Use only Type I or Type II Portland Cement for bridge structures and foundations.

501-3.01	proportioning.  Delete this Subsection in its entirety and replace with the following:  Be responsible for the design, construction, and performance of all concrete mixes used in structures.

- Contractor Mix Design.  Design normal weight concrete, according to ACI Publication 301, Section 4 and ACI Publication 214 using the absolute volume method per ACI Publication 211.1.

- Submit a written mix design for each specified class of concrete to the Engineer for approval at least 40 calendar days prior to scheduled production.  Include the following:

  - Amount of cement and amount of each admixture per cubic yard of concrete.  Include name, type, source and brand of each product. Include manufacturer’s certificate of compliance for each product.

  - Amounts of fine and coarse aggregate (in a saturated surface-dry condition) per cubic yard of concrete, including the specific gravity and absorption values for the aggregates.

  - Amount of mix water.

  - Supporting documentation of test results.

- Determine the final proportions to produce concrete meeting Table 501-1.  Verify mix design by mixing and testing laboratory trial batches.

- The Engineer may require samples of aggregate, cement, and admixtures to verify the mix design. If requested, furnish representative samples (90 kg each) of both coarse and fine aggregates and 1 sack (43 kg) each of Portland cement and fly ash to be used in the mixture. Ensure that the Department receives these samples and the proposed substitution percent of fly ash at least 40 calendar days before the mixture’s scheduled production for the project.

- TABLE 501-1

- CLASS OF CONCRETE

|  | - A | - S | - W | - A-A | - DS |
| --- | --- | --- | --- | --- | --- |
| - Cement Content, kg/m3, Minimum | - 335 | - 390 | - 280 | - 390 | - 390 |
| - Water-Cement Ratio, kg/kg, Maximum | - 0.51 | - 0.53 | - 0.58 | - 0.44 | - N/A |
| - Slump Range, mm - Dry Hole - Wet Hole | - 50-100 - N/A - N/A | - 100-200 - N/A - N/A | - 25-125 - N/A - N/A | - 25-65 - N/A - N/A | - 180+/-25 - 200+/-25 |
| - Entrained Air Range, Percentage | - 4 - 7 | - None | - 3 - 7 | - 5 - 8 | - None |
| - Coarse Aggregate Gradation, AASHTO M43 | - No. 57 or 67 | - No. 57 or 67 | - No. 57 or 67 | - No. 57 or 67 | - No. 7 |
| - Compressive Strength, Mpa, Minimum | - 28 | - 21 | - 18 | - 35 | - 28 |

- Alternative sizes of coarse aggregate, as shown in Table 1 of AASHTO M 43, may be used only when approved in writing.

- Adjustment for New Materials.  Do not use new materials until the Engineer has approved such materials and has approved the mix design designating new proportions, based on tests of trial mixes as provided in Subsection 501-3.01.1.

- Using Fly Ash.  Use fly ash in concrete only with the Engineer’s approval. Comply with Subsection 711-2.03 and the following:

  - Use fly ash as a substitute for Portland cement up to a maximum of 20% by weight of Portland cement.

  - Replace cement with fly ash according to these ratios:

| - Class of Fly Ash | - Replacement Ratio - Fly Ash/Cement (kg/kg) |
| --- | --- |
| - Class F | - 1.25 |
| - Class C | - 1.00-1.25 |

- Do not use fly ash in high early strength concrete.

- In the request to use fly ash, include a single substitution percentage and a single replacement ratio for each class of concrete in which fly ash is proposed.

- As an alternative to using fly ash and cement as separate components, the Contractor may use a blended hydraulic cement meeting Subsection 701-2.02.

- Using Admixtures.  Include test results demonstrating that the admixture conforms to these Specifications.

- When using two or more admixtures in the same mix from different manufacturers, provide manufacturer’s certifications showing that they are compatible.

- Do not use admixtures containing calcium chloride.

- Approval.  Obtain the Engineer’s approval of all mix designs, prior to use.

- DS Concrete.  Conduct trial mix and slump loss tests for Class DS Concrete using an AASHTO accredited laboratory to provide supporting mix design documentation.  Provide 7 day and 28 day compressive strength data.  Provide slump test data for 30 minutes, one hour and 5 hours after batching.  Concrete mix must stay plastic for 5 hours.  Perform slump and compressive tests at 5oC and at 21oC.  Develop concrete mix maturity curves.  Submit test results and concrete mix maturity curves as supporting documentation of the mix design to the Engineer for approval.

Add the following Subsection:

501-3.01A	acceptance of concrete.

- General.  The Engineer may accept Class W concrete based on Certificates of Compliance provided by the supplier as described in Section 501-3.01A.2.

The Engineer will accept all other concrete based on conformance to the requirements for temperature, slump, air content, water cement ratio, and the specified 28-day strength for sublots as tested and determined by the Department.

A sublot is defined as the material represented by an individual strength test. An individual strength test is the average strength of cylinders from the same sample of material.

Each sublot will meet the specified strength requirement when both of the following conditions are met:

  - Individual strength tests do not fall below the specified strength by more than 12.5% or 3 MPa, whichever is least.

  - An individual strength test averaged with two consecutive individual strength tests meets or exceeds specified strength (for the same class of concrete on the same contract).

- Certification of Compliance.  Provide a Certificate of Compliance for each truckload of concrete.  Certify that the delivered concrete is in compliance with the mix design and include the following information:

  - Manufacturer plant (batching facility)

  - Department contract number

  - Date

  - Time batched

  - Truck Number

  - Initial revolution counter reading

  - Quantity (quantity batched this load)

  - Type of concrete by class and producer design mix number

  - Cement producer, type, and manufacturer’s mill test report number

  - Fly ash (if used) brand and Type

  - Approved aggregate gradation designation

  - Mix design weight per cubic meter and actual batched weights for:

    - Cement

    - Fly ash (if used)

    - Coarse concrete aggregate and moisture content (each size)

    - Fine concrete aggregate and moisture content

    - Water (including free moisture in aggregates)

    - Admixtures brand and total quantity batched

    - Air-entraining admixture

    - Water reducing admixture

    - Other admixture

A responsible representative of the concrete producer must sign the Certificate of Compliance affirming the accuracy of the information provided.

- Conformance to Mix Design.  Produce a concrete mix which conforms to the approved mix design, within the following tolerances:

| a. Coarse Aggregate weights | ±2% |
| --- | --- |
| b. Fine Aggregate weights | ±2% |
| c. Fine Aggregate Fineness Modulus | ±0.2 |
| d. Cementitious Material weight | ±1% |

If the total cementitious material weight is made up of different components, keep the component weights within the following tolerances:

| (a.) Portland cement | ±1% |
| --- | --- |
| (b.) Fly ash | ±5% |
| (c.) Microsilica | ±10% |

- Test Methods.  Acceptance testing will be performed by the Department according to the following test methods:

WAQTC TM 2 - Sampling Freshly Mixed Concrete

WAQTC FOP for AASHTO T 309 - Temperature of Freshly Mixed Portland Cement Concrete

AASHTO T 22 - Compressive Strength of Cylindrical Concrete Specimens

WAQTC FOP for AASHTO T 27/T 11 - Sieve Analysis of Fine and Coarse Aggregates, and Materials Finer Than No. 200 Sieve in Mineral Aggregate by Washing

WAQTC FOP for AASHTO T 23 – Method of Making and Curing Concrete Test Specimens in the Field

WAQTC FOP for AASHTO T 119 - Slump of Hydraulic Cement Concrete

WAQTC FOP for AASHTO T 121 – Unit Weight, Cement Factor and Water/Cement Ratio of Freshly Mixed Concrete

WAQTC FOP for AASHTO T 152 - Air Content of Freshly Mixed Concrete by the Pressure Method

AASHTO T 231 - Capping Cylindrical Concrete Specimens

- Point of Acceptance.  The Engineer will determine aggregate gradation for acceptance based on random samples taken at the plant.

The Engineer will determine concrete strength, slump, temperature, and entrained air (if applicable) for acceptance based on samples taken at the discharge point of the placement system, except that Class S concrete will be sampled at the truck discharge.

Provide adequate and representative samples of the fresh concrete as directed at locations designated by the Engineer for the testing of concrete properties and making of strength specimens.

Concrete with compressive strengths (fc) which fails to meet specified acceptance level requirements will be evaluated for structural adequacy and durability by the Engineer.  If the Engineer finds the material to be adequate, payment will be adjusted according to Subsection 501-5.01.

- Water/Cement Ratio Conformance.  The Engineer will determine the actual water cement ratio from the certified proportions of the mix.  For slip-formed concrete, do not exceed the maximum water cement ratio in the mix design or the slump limits under Subsection 501-3.01.1.

- Rejecting Concrete.  The Engineer may reject any batch or load of concrete that fails to meet the minimum specified acceptance levels for temperature, slump, or air content.  The Engineer may reject any batch or load of concrete, prior to sampling that appears defective in composition. Do not incorporate rejected material into the structure.

The Engineer may reject any structure or portion of a structure containing concrete which fails to meet specified acceptance level for strength, failed to maintain the required curing conditions, or is cracked, spalled, or otherwise defective.  Remove and replace all rejected concrete to the satisfaction of the Engineer and at no extra cost to the Department.

    - Placing Conrete.  Add the following numbered items:

- Drilled Shaft Concrete Placement in Wet Hole.  Place concrete within one (1) hour after the shaft reinforcing steel is placed and the Engineer has accepted the shaft. Place shaft concrete in one continuous operation.

Use the concrete pump method.

Use concrete pump lines that are greater than 125 mm in diameter and watertight.  Do not use aluminum pump lines.  Arrange pump lines to minimize the number of bends in the line.  Construct the discharge end of the pump line to prevent water intrusion and permit the free flow of concrete during placement operations.  Ensure that the pump line has sufficient length and weight to rest on the shaft bottom before starting concrete placement.

Do not begin concrete placement until the pump line discharge orifice is at the base of the shaft.  Prevent the pump line from moving during the initial concrete placement.  Maintain a continuous flow of concrete and a positive pressure differential of the concrete in the pump line at all times to prevent water or slurry intrusion into the shaft concrete.  Pump concrete continuously without producing air pockets.

Keep the discharge orifice of the concrete pump line at least 2.5 meters below the concrete surface.  Monitor the concrete level during the pour to ensure that the pump line discharge orifice remains below the concrete level throughout concrete placement.  Temporarily reduce the pump line pressure when repositioning the pump line from one level to the next higher level.

Ensure that the free fall of concrete into the hopper is less than 1.5 meters.

Provide operational standby equipment adequate to complete concrete placement in the time specified.  The standby concrete placement equipment must be located at the job site during shaft concrete placement operations.

If at any time the pump line discharge orifice is above the fluid concrete surface the shaft will be considered defective.  Immediately terminate concrete placement operations and notify the Engineer.  With the approval of the Engineer, implement the action plan to rectify the defect as defined in the Drilled Shaft Installation Plan defined in Section 514-1.05.  All costs associated with replacement or repair of defective shall are the responsibility of the Contractor and shall be implemented at no cost to the Department.

Placement of shaft concrete without mechanical vibration is permitted except that the top 1.5 meters must be mechanically vibrated.

Maintain the minimum specified slump throughout the entire shaft pour.

Discontinue shaft concrete placement after good quality concrete is evident at the top of the shaft.  Good quality concrete shall be concrete of the same consistency, appearance, and quality as that concrete being placed in the tremie and/or pump intake and as accepted by the Engineer. Remove concrete laitance during or immediately after concrete placement operations have ended.

Do not expel water and concrete from the top of the shaft into the creek.

Provide a process control plan to the Engineer for approval.  The process control plan must include testing of concrete air content and slump values as specified in the concrete mix design.  Testing must be performed by a Western Alliance of Quality Transportation Construction (WAQTC) technician certified in concrete sampling and testing.  Test every load of concrete before sending the truck to discharge.  Record process control data on each delivery ticket.  Process control testing will be for informational purposes only.  All acceptance testing will be performed by State forces.

If an unexpected delay in concrete placement occurs, reduce the rate of shaft concrete placement.  In the event that unexpected delays occur, the Engineer may restrict placement of concrete older than 90 minutes from the time of batching into the shaft.

- Drilled Shaft Concrete Placement in Dry Hole.  Place concrete within one (1) hour after the shaft reinforcing steel is placed and the Engineer has accepted the shaft.  Place shaft concrete in one continuous operation.

Placement of shaft concrete without mechanical vibration is permitted except that the top 1.5 meters must be mechanically vibrated.

Provide a process control plan to the Engineer for approval. The process control plan must include testing of concrete air content and slump values as specified in the concrete mix design.  Testing must be performed by a Western Alliance of Quality Transportation Construction (WAQTC) technician certified in concrete sampling and testing. Test every load of concrete before sending truck to discharge.  Record process control data on each delivery ticket.  Process control testing will be for informational purposes only.  All acceptance testing will be performed by State forces.

Remove all water from the excavation prior to placing concrete.  Use the Wet Hole concrete placement procedures if the Engineer determines that dewatering the shaft excavation is not practical.

Use the concrete pump or free fall method.

  - Concrete Pump Method.

Use concrete pump lines that are greater than 125 mm diameter. Do not use aluminum pump lines.

Do not permit free falling concrete from the discharge end of the pump line to strike the sides of the shaft, reinforcing steel cage, or any other obstruction.  Reduce the height of free fall and/or the rate of concrete flow if the concrete strikes the sides of the shaft, reinforcing steel cage, or any other obstruction.

Ensure that the free fall of concrete into the hopper is less than 1.5 meters.

Provide operational standby equipment adequate to complete concrete placement.  The standby concrete placement equipment must be located at the job site during shaft concrete placement operations.

  - Free Fall Method.

Provide a centering drop chute at least one meter long.

Do not permit free falling concrete to strike the sides of the shaft, reinforcing steel cage, or any other obstruction.  Reduce the height of free fall and/or the rate of concrete flow if the concrete strikes the sides of the shaft, reinforcing steel cage, or any other obstruction.

- Grouting Permanent Metal Casing.  Submit the grout placement procedure to the Engineer for approval.

Use DS Grout as specified in Section 701-2.04 or other grout approved by the Engineer.

For casings installed in oversized holes or where gaps existing between the shaft excavation and the casing, grout the zone between the casing and the soil after the concrete has been placed.  Grout the casing full depth of the shaft.  Use at least six grout placement tubes placed uniformly around the perimeter and for the full length of the casing.  Grout the casing in one continuous operation.  Withdraw the grout tubes vertically during grout placement operations.  Provide at least two water relief/release pipes on opposite sides of the casing.  Withdrawal the water relief/release pipes vertically during the grout placement operations.

501-3.08	finishing concrete surfaces.  Delete the first paragraph and replace with the following:  Comply with the requirements of Item 2, Rubbed Finish for all vertical concrete surfaces exposed in the completed work.  Exposed surfaces extend to at least 300mm below the finished ground line.  Give all other concrete surfaces an ordinary finish unless otherwise noted in the Contract documents.

501-3.10	backfilling and opening to traffic.  Remove this Subsection in its entirety and replace with the following:

501-3.10	protection of in-place concrete.  Protect in-place concrete at all times.  Do not apply loads to the structural member until the member has attained sufficient strength, with necessary supplemental support, to safely carry the applied loads without damage.  Unless otherwise noted, sufficient strength is attained after the concrete has cured at least 7 days and has a compressive strength of at least 80% of the specified 28-day strength.

During the curing period, protect concrete from damaging mechanical disturbances including load stresses, shock, and harmful vibration.  Protect concrete surfaces from damage by construction traffic, equipment, materials, rain or running water, and other adverse weather conditions.

The Engineer may reject any structure or portion of a structure containing concrete that is cracked, spalled, or otherwise damaged.

Do not backfill against concrete structures until the concrete has attained a compressive strength of at least 80% of the specified 28-day strength.

Obtain written authorization from the Engineer before driving construction related vehicles on the bridge.  Keep the bridge closed to traffic until all concrete has attained a compressive strength of at least 100% of the specified 28-day strength.  All 28 day acceptance testing of concrete cylinders will be performed at the State Materials Lab.  Obtain written authorization from the Engineer to open the bridge to traffic.

The Engineer will determine the compressive strength from informational test cylinders cured on the site under temperature and moisture conditions similar to the concrete in the structure.

501-4.01	method of measurement.  Add the following to the fourth paragraph:  Otherwise, all material contained within, embedded in or attached to concrete elements including expanded polyethylene, utiliducts, utiliduct caps, expansion joints, conduit, inserts, drains and attachments are subsidiary.

Class DS Concrete (Drilled Shaft Concrete) will be measured by the meter.

DS Grout (Drilled Shaft Grout) will not be measured for payment.  The quantity of DS Grout indicated on the Plans will not be adjusted for payment regardless of increase or decrease in the amount of grout required.

501-5.01	basis of payment.  Add the following:

Concrete Price Adjustment.  Payment for concrete which fails to meet specified acceptance level requirements and has been found to be adequate by the Engineer per Subsection 501-3.01A.5 will be adjusted according to the following formula:

Pay adjustment=-2(f'c-fc)(PAB)(Q)f'c

Where:    f'c = Specified minimum 28-day compressive strength measured in Mpa
fc = Compressive strength as determined by the minimum individual strength test in Mpa
Q = Total quantity of concrete, in cubic meters, placed during the concrete placement operation from which the minimum individual strength test was obtained

* PAB is the Contract unit price for the class of concrete involved.  Where the Contract basis of payment for concrete is other than by unit price, PAB is $1100.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 501(7) Class DS Concrete (0.480m diameter) | ## Meter |
| 501(8) DS Grout | ## Lump Sum |

# SECTION 502

# PRESTRESSED CONCRETE STRUCTURES

Special Provision

502-1.02	ALTERNATE DESIGN.  Delete this Subsection in its entirety and replace with the following:  The Contractor may submit an alternative design for prestressed girders for approval.  Make such substitutions and necessary modifications to other portions of the structure to accommodate the substituted girders without extra compensation and at no adjustment in unit prices or pay quantities.  Follow the AASHTO LRFD Bridge Design Specifications, 3rd Edition, with latest interim specifications and as modified in this specification, for alternate girder designs.  Have the alternate design sealed by a Professional Engineer registered in the State of Alaska.

Proportion alternate girder designs for zero tension stress at full service load after losses have occurred.  Proportion transverse reinforcing steel in the girder such that the minimum load rating for shear for the span (as determined using AASHTO Guide Manual for Condition Evaluation and Load Resistance Factor Rating of Highway Bridges) is not less than the minimum load rating for flexure.  Do not use girder designs that use lightweight concrete.  Design girders for 2.4 kPa dead load due to wearing surface.  When concrete deck slabs are cast integral with the girders, provide at least 65 mm of concrete cover above the top mat of deck slab reinforcing steel.  Where required, construct cast-in-place curb and sidewalks after erecting the girders.  Base alternate designs on the prestressing losses outlined in the AASHTO LRFD Bridge Design Specifications.

502-2.01	MATERIALS.  Add the following:

| Elastomeric Pads | Section 720 |
| --- | --- |
| Expanded Polyethylene | Closed-cell expanded polyethylene planks with a density of 35 (±0.3) kg/m3 as determined by ASTM D3575, Suffix W, Method B. Maximum compressive deflection of 50% at 103 (±21) kPa as determined by ASTM D3575, Suffix D. |

Delete the second paragraph in its entirety.

502-3.01	PRESTRESSING METHODS.  Delete this Subsection in its entirety and replace with the following:  The Contractor may select the prestressing method; subject to the requirements in this specification.

- Submittals.  Before casting members to be prestressed, submit for approval complete details of the method, materials and equipment to be used in the prestressing.  Include an outline of the method and sequence of stressing, complete specifications and details of the prestressing steel and anchoring devices to be used, anchoring stresses, strand release sequence, and other data pertaining to the prestressing operations, including the proposed arrangement of the prestressing units in the members.

Compute the anticipated camber at the time of prestressing force transfer and at other significant times.  Show the values on the working drawings as a time/deflection curve, subject to approval.

Include on working drawings embedded items such as reinforcing steel, anchor bolts, drainage systems, utility hardware, lifting devices, coil anchors and other such items.  Ensure there will be no conflict between the planned positions of any embedded items and that concrete cover will be adequate.

- Quality Control Program.  Submit for approval a quality control program that verifies that all materials and workmanship incorporated into the precast prestressed concrete members conform with the requirements.

502-3.03	FABRICATION.  Delete the third paragraph of item number 6 and replace with the following:  Keep the temperature of the strand during tensioning and concrete placement within 15ºC of the concrete temperature.  During the interval between tensioning and concrete placement, do not let a temperature drop change the stress level in the strands by more than 0.025 GUTS (guaranteed ultimate tensile strength).

Delete the second paragraph of item number 10.

Add the following to the last paragraph of item number 10:  Measure the girder camber and adjust the deck haunch dimension in accordance with Subsection 501-3.07.

Add the following number item:

12.	Girder Inserts.  Provide threaded inserts, coil anchors, or approved equal in the girder webs as indicated on the Plans.

The Contractor may provide additional inserts in the girder to accommodate diaphragm forms or other construction related requirements.

Provide holes in the girder web as indicated on the Plans to accommodate reinforcing steel.  Verify that the hole size provided will accommodate reinforcement placement procedures.

Standard Modification

502-3.06	PLACING.  In the third paragraph, replace the words “place the grout” with “place grout conforming to Subsection 701-2.03 and”.  (02/08/01)M 94

Special Provision

502-4.01	METHOD OF MEASUREMENT. Delete the first paragraph and replace with the following:  In accordance with Section 109.

502-5.01	BASIS OF PAYEMENT. Delete this Subsection in its entirety and replace with the following:

1.	Unit Price.  At the contract price, per unit of measurement, for the pay item listed below.

When approved alternate girder designs revise the plan quantity of precast prestressed structural members, the contract price per unit of measurement will be determined by dividing the total contract amount for Item 502(1) by the numbers of girders substituted.

2.	Lump Sum.  At the contract lump sum price.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 502(2) Prestressed Concrete Structural Members (Identification) | ## Lump Sum |

# SECTION 503

# REINFORCING STEEL

Special Provisions

503-1.01	DESCRIPTION.  Add the following:  This work also includes epoxy coating reinforcing steel bars as indicated in the Plans or specifications.  (2/8/96)R38

503-3.02	PROTECTION OF MATERIAL.  Delete the second paragraph and replace with the following:  Do not damage epoxy-coated bars.  When handling coated steel reinforcing bars, avoid bundle-to-bundle or bar-to-bar abrasion.  Use padded bundling bands.  Handle epoxy-coated bars using equipment with padded contact areas.  Lift bundles with a strongback, multiple supports, or a platform bridge to prevent bar-to-bar abrasion from sags in the bar bundle.  Do not drop or drag the bars or bundles.  Off-load bars as close as possible to their points of placement to minimize re-handling.

Store epoxy-coated bars off the ground.  When stacking is necessary, place supports between bundles.  Place supports sufficiently close to prevent sags in the bundles.  Store coated and uncoated bars separately.

Protect epoxy-coated bars from sunlight, salt spray, and weather exposure.  Cover coated bars and bundles with opaque polyethylene sheeting or other protective material.  Secure covering and allow air circulation to minimize condensation under the covering.

Epoxy-coated bars will be rejected when the extent of damaged coating exceeds 2 percent of the surface area in any 300 millimeters length of bar.  When the extent of damaged coating does not exceed 2 percent of the surface area in any 300 millimeters length of bar, repair all damaged coating with patching material conforming to ASTM A775 and in accordance with the material manufacturer's recommendations.  Apply patching material in conformance with the written instructions furnished by the patching material manufacturer.  Remove all rust prior to application of the patching material.  Allow the patching material to cure before placing concrete.

503-3.03	BENDING.  Remove this Subsection in its entirety and replace with the following:

503-3.03	FABRICATION.  Fabricate reinforcing bars to the size and dimension shown in the Contract documents.  Reinforcing steel dimensions shown are out-to-out of bar, unless otherwise noted.  Do not substitute bars of different size without prior approval of the Engineer.

Meet fabrication tolerances in ACI 315, Details and Detailing of Concrete Reinforcement.

Bend bars when they are cold.  Do not field bend bars that are partially embedded in concrete except as shown on the Plans.  If the Engineer approves applying heat for field bending reinforcing bars, take precautions to avoid materially altering the physical properties of the steel.  Use hooks and bends that conform to the current CRSI Manual of Standard Practice.

503-3.04	PLACING AND FASTENING.  Delete the first paragraph and replace it with the following:  Place all reinforcing steel evenly unless noted otherwise.  When reinforcing steel bar spacing is shown on the Plans, place all bars within 13 mm of the plan position but do not decrease the minimum clear cover requirements.  Tie the bars with 1.6 to 2.0 mm steel wire.  Tie the bars at all intersections around the perimeter of each mat.  Elsewhere, tie the bars at not less than 600 mm centers or at every intersection, whichever is greater.  Obtain the Engineer’s written authorization before welding reinforcing steel.

Delete the last paragraph in its entirety.

503-3.05	SPLICING.  Remove this Subsection and replace with the following:  Furnish all reinforcing bars in the full lengths specified unless otherwise noted on the Plans.  Obtain the Engineer’s written approval before splicing.  Do not splice the reinforcing steel bars designated as “P1401” in the Plans. Slice straight reinforcing bars using lap splicing, welded butt joints, mechanical butt splicing, welded lap splicing, or mechanical lap splicing.  Do not use lap splicing for reinforcing bars greater than 40 mm in diameter.

Splice spiral and circular hoop reinforcing bars using welded butt joints, welded lap splicing or mechanical lap splicing.  Anchor each end unit of spiral reinforcing bar by lapping the free end of the bar to the continuous spiral and using either a welded lap splice or a mechanical lap splice.

Stagger splices in adjacent reinforcing bars, unless otherwise shown on the Plans or approved by the Engineer.  Stagger lap splices a distance greater than the lapped splice length.  Staggered butt splices at least 600 mm.

Reinforcing bars may be continuous at locations where splices are shown on the Plans.  Locate splices based upon using available commercial lengths where practicable except where shown otherwise in the Plans.

Do not field weld epoxy coated reinforcing bars.

- Lap Splicing.

  - General:  Splices made by lapping consists of placing the reinforcing bars in contact and wiring them together in such a manner as to maintain the alignment of the bars and to provide minimum clearances.

Provide a minimum clear distance of 50 mm between the spliced bars and the nearest adjacent bar.  Do not reduce the minimum clearance to the surface of the concrete specified in Subsection 503-3.04, Placing and Fastening.

Use lapped splices that are the following minimum lengths:

| Bar Size Designation | Nominal Diameter | Lap Splice Length |
| --- | --- | --- |
| #4 | 13 mm | 635 mm |
| #5 | 16 mm | 795 mm |
| #6 | 19 mm | 953 mm |
| #7 | 22 mm | 1110 mm |
| #8 | 25 mm | 1375 mm |
| #9 | 29 mm | 1740 mm |
| #10 | 32 mm | 2210 mm |
| #11 | 36 mm | 2715 mm |

  - Qualifications:  No qualifications apply when lap splicing.

  - Testing/Inspection: Field verify lap splice length.

- Welded Butt Joints.

  - General:  Butt joints in reinforcing bars shall be complete joint penetration (CJP) groove welds conforming to the requirements in AWS D1.4-98 except as noted below.

Use the joint details and dimensions as shown in Figure 3.2 (A) (B) (D) and (E), "Direct Butt Joints" of AWS D1.4-98.  Do not use split pipe backing.

Use electrodes classified as "Nickel-Steel" as referenced in AWS A5.5, A5.28, or A5.29.

Preheat reinforcing bars in accordance with AWS D1.4-98 for a distance of not less than 150 mm on each side of the joint prior to welding.  Protect welding areas from air currents, drafts and precipitation to prevent loss of heat or loss of arc shielding.  Submit the method of protection of the welding area to the Engineer for approval.

Submit all AWS required test assemblies to the Engineer.

  - Qualifications: The operator and procedure qualification tests may be performed simultaneously.

Submit a welding plan to the Engineer for approval.  The welding plan must consist of at least the following items:

    - Qualifications of Quality Control (QC) Inspector(s).

    - Welding Procedure Specifications (WPS).

    - Procedure Qualification Records (PQR), if applicable.

    - Welder Performance Qualification Records (WPQR).

    - Type and extent of Nondestructive Examination (NDE) to be performed.

  - Testing/Inspection:

    - Shop Welds: When complete joint penetration groove welded joints are used, furnish job control tests from a qualified testing laboratory.  A job control test consists of the fabrication, under conditions used to produce the splice, and the physical testing of six (6) sample splices for each lot of 150 splices.  The Engineer or Engineer's authorized representative will designate when samples for job control tests are to be fabricated and will determine the limits of the lot represented by each job control test.

A lot of shop produced complete joint penetration welded butt joints is defined as 150, or fraction thereof, of the same type of welds used for each combination of bar size and bar deformation pattern that is used in the work.

A sample splice consists of a splice to connect two 760 mm, or longer, bars using the same splice materials, position, location and equipment, and following the same procedures as are being used to make splices in the work.  Shorter sample splice bars may be used if approved by the Engineer.

The Engineer or the Engineer's authorized representative shall witness tests performed by a commercial agency.

Identify sample splices with weatherproof markings prior to shipment to the testing laboratory.

Should the average of the results of tests made on the 6 sample splices or should more than one sample splice in any job control test fail to meet the requirements for splices, all splices represented by that test will be rejected and will be replaced at the Contractor's expense.

    - Field Welds: All field welded complete joint penetration direct butt joints may be subjected to nondestructive examination using radiographic examination (RT) in accordance with AWS D1.1:2002, Section 6, except for Section 6.17, RT Procedures.  The standards of acceptance shall be in accordance with AWS D1.4-98, Section 4.4.2 and Section 4.4.8.

Perform radiographic examinations on a random sample of 25 percent of the total number of direct butt joint welds.  The Engineer will select the direct butt joints that will compose the sample.  Test sample joints in the presence of the Engineer or the Engineer's authorized representative.

If more than three (3) butt joints that have been radiographically examined are defective, examine a second random sample of 25 percent of the total number of direct butt joint welds.  If more than three (3) direct butt joints that have been radiographically examined in the second sample are defective, radiographically examine all remaining direct butt joints.

Repair all weld defects in accordance with the requirements of AWS D1.4-98.

Provide sufficient access to the job site to permit the Engineer or the Engineer's authorized representative to perform any additional inspection or testing.

Notify the Engineer in writing 48 hours prior to performing any radiographic examinations.

Make two exposures for each complete joint penetration direct butt joint.  For each of the exposures, center the radiation source on each bar to be radiographed.  Make the first exposure with the radiation source placed at zero degrees from the top of the weld and perpendicular to the weld root and identify with a station mark of "0".  Make the second exposure at 90 degrees to the "0" station mark and identify with a station mark of "90".

Clearly identify each direct butt joint on each radiograph.  Establish the radiograph identification and marking system with the Engineer before radiographic inspection begins.  Identify film using lead numbers and letters.  Do not use etching, flashing or writing to identify film.  Legibly mark each piece of film with identification information including, as a minimum, the following information:

      - Contractor's name

      - Date

      - Name of nondestructive testing firm

      - Initials of radiographer

      - Weld number

Identify a repaired weld by placing the letter "R" followed by the weld repair number on the radiographic film using lead numbers and letters.

Record the results of all radiographic interpretations on a signed certification.  Keep a copy of the certification with the film packet.

- Mechanical Butt Splices.

  - General:  Use one of the following types of mechanical butt splices:

    - Sleeve-Threaded Mechanical Butt Splices: The sleeve-threaded type of mechanical butt splices consists of a steel splice sleeve with tapered interior threads that joins the reinforcing bars with matching tapered threads.  Taper the threads to such a degree that cross threading will not occur during assembly.

Mark each splice sleeve with the heat treatment lot number.

After completion of assembly, tighten the splice to a torque value recommended by the manufacturer for reinforcing bars smaller than 25 mm in diameter and to a torque value of not less than 270 N-m for reinforcing bars equal to or greater than 25 mm in diameter.

    - Sleeve-Swaged Mechanical Butt Splices: The sleeve-swaged type of mechanical butt splices consists of a seamless steel sleeve applied over the ends of the reinforcing bars and swaged to the bars by means of a hydraulic press.

    - Sleeve-Lockshear Bolt Mechanical Butt Splices:  The sleeve-lockshear bolt type of mechanical butt splices consists of a seamless steel sleeve, 2 serrated steel strips welded to the inside of the sleeve, center hole with centering pin, and bolts that are tightened until the bolt heads shear off, and the bolt ends are embedded in the reinforcing bars.

    - Two-Part Sleeve-Friction Bar Mechanical Butt Splices:  The two-part sleeve-friction bar type of mechanical butt splices consists of a shop machined two-part threaded steel sleeve whose ends are friction welded, in the shop, to the reinforcing bars ends.

Engineer's approval of a mechanical butt splice will be based upon manufacturer's technical data, test results, and other necessary proof of satisfactory performance.  Engineer's approval will also be based upon the successful results of tests performed by the Department on sample splices and splice material furnished by the manufacturer.

Resubmit a design for approval if there is any change in the details or materials previously submitted and on file.

Do not exceed a total slip of the reinforcing bars within the splice sleeve, after loading in tension to 200 MPa and relaxing to 20 MPa, of 250 μm for reinforcing bars 43 mm in diameter and smaller and 750 μm for reinforcing bars 57mm in diameter.  Measure the slip between gage points clear of the splice sleeve.

Conform with the manufacturer's recommendations when splicing, except as modified in this section.  Make splices using the manufacturer's standard equipment, jigs, clamps and other required accessories.

Cut square the ends of reinforcing bars to be spliced.

Provide a clear cover of not less than 40 mm measured from the surface of the concrete to the outside of the splice sleeve.  Adjust stirrups, ties and other reinforcement if necessary to provide clear cover

.

Furnish the following information for each shipment of splice material for review and approval by the Engineer:

- The type or series identification of the splice material.

- The heat treatment lot number for sleeve-threaded type sleeves.

- The bar grade and size number to be spliced by the material.

- A copy of the manufacturer's catalog giving complete data on the splice material and procedures.

- A statement that the splicing systems and materials used in accordance with the manufacturer's procedures will develop not less than a minimum tensile strength of 550 MPa, based on the nominal bar area, and will comply with the total slip requirements and the other requirements in these specifications.

- A statement that the splice material conforms in all respects to the details and materials of a specific approved design.

- Qualifications:  Qualify procedures to be used in making splices in reinforcing bars by tests performed by the Contractor on sample splices of the type to be used, before making splices to be used in the work.

Each operator qualification test for mechanical splices consists of two (2) sample splices.  Each mechanical splice procedure test consists of two (2) sample splices.

For sleeve-threaded, sleeve-lockshear bolt and two-part sleeve friction bar mechanical butt splices, make sample splices on the largest reinforcing bar size to be spliced by the procedure or operator being tested, except that 43 mm diameter bars may be substituted for 57 mm diameter bars.

For sleeve-swaged mechanical butt splices, make sample splices on the largest reinforcing bar size of each deformation pattern to be spliced by the procedure or operator being tested.

Consider each operator qualified for mechanical splicing of reinforcing bars of a given size qualified for all reinforcing bar sizes smaller than those used in making the tests.

Perform a separate operator qualification test or procedure test for each mechanical splicing position and procedure that the operator is expected to use on the work.

Mechanical splice procedures and operators may be approved by the Engineer based upon approval of previous tests performed on appropriate sample splices.

Completed sample splices shall be at least one meter long with the splice at mid-length.  Make and test the sample splices in the presence of the Engineer or the Engineer's authorized representative.  The Engineer or the Engineer's authorized representative shall witness tests performed by a commercial agency.

- Testing/Inspection: When mechanical butt splices are used, furnish job control tests from a qualified testing laboratory.  A job control test consists of the fabrication, under conditions used to produce the splice, and the physical testing of six (6) sample splices for each lot of 150 splices.  The Engineer will designate when samples for job control tests are to be fabricated and will determine the limits of the lot represented by each job control test.

A lot of mechanical butt splices is defined as 150, or fraction thereof, of the same type of mechanical butt splices used for each combination of bar size and bar deformation pattern that is used in the work.

A sample splice consists of a splice made to connect two 760 mm, or longer bars using the same splice materials, position, location and equipment, and following the same procedures as are being used to make splices in the work.  Shorter sample splice bars may be used if approved by the Engineer.

Make and test the sample splices in the presence of the Engineer or the Engineer's authorized representative.

Suitably identify sample splices with weatherproof markings prior to shipment to the testing laboratory.

For sleeve-threaded mechanical butt splices, fabricate the reinforcing bars to be used for job control tests on a random basis during the cutting of threads on the reinforcing bars of each lot and ship to the job site with the material they represent.

Should the average of the test results for the 6 sample splices or should more than one sample splice in any job control test fail to meet the requirements, all splices represented by that test will be rejected and replaced at the Contractor's expense.

- Welded Lap Splicing.

- General:  Make welded lap splices conforming to the details shown on the Plans and the following requirements:

Conform to the requirements of AWS D1.4-98 except as modified in these specifications.

For the SMAW process, purchase electrodes in hermetically sealed containers or dry electrodes for 2 hours at 230°C to 260°C before use.  Immediately after removal from hermetically sealed containers or from drying ovens, the store electrodes in ovens held at a temperature of at least 120°C.  Redry electrodes not used within 4 hours after removal from hermetically sealed containers or from drying or storage ovens before use.

Do not weld in inclement or wet weather without satisfactory protection.

Flare welds may be made in one pass.

Tack welding for alignment purposes will be permitted when the subsequent weld will consume the tack weld.

Individual hoops, made continuous with welded butt joint splices, may be substituted for bar spiral reinforcement.

Do not exceed a deviation in the alignment of reinforcing bars at a welded lap splice of more than 6 mm over a one meter length of bar.

- Qualifications:  Qualify welders and weld procedures in conformance with the requirements in AWS D1.4-98.

Before making splices to be used in the work, qualify procedures to be used in making splices in reinforcing bars and welders and operators employed to make splices in reinforcing bars by testing sample splices of the type to be used.

Submit a welding plan to the Engineer for approval.  The welding plan includes, but is not limited to:

      - Qualifications of Quality Control (QC) Inspector(s)

      - Welding Procedure Specifications (WPS)

      - Procedure Qualification Records (PQR), if applicable

      - Welder Performance Qualification Records (WPQR)

      - Type and extent of Nondestructive Examination (NDE) to be performed.

- Testing/Inspection:  Visual inspection of completed welds shall show no evidence of cracks, lack of fusion, undercutting, excessive piping, porosity or inadequate size.

Completed lap splices shall develop a minimum tensile strength, based on the nominal bar area, of 550 MPa for ASTM A706m bars.

- Mechanical Lap Splicing.

  - General:  The mechanical lap splice unit consists of a sleeve, in which the reinforcing bars are positioned, and a wedge driven through holes in the sleeve and between the reinforcing bars.  Only use the mechanical lap splice for splicing non-epoxy-coated deformed reinforcing bars less than 20 mm in diameter.

Engineer's approval of a mechanical butt splice will be based upon manufacturer's technical data, test results, and other necessary proof of satisfactory performance.  Engineer's approval will also be based upon the successful results of tests performed by the Department on sample splices and splice material furnished by the manufacturer.  Resubmit a design for approval if there is any change in the details or materials previously submitted and on file.

Slip requirements do not apply to mechanical lap splices.

Conform with the manufacturer's recommendations when splicing, except as modified in this section.  Make splices using the manufacturer's standard equipment, jigs, clamps and other required accessories.

Cut square the ends of reinforcing bars to be spliced.

Provide a clear cover of not less than 40 mm measured from the surface of the concrete to the outside of the splice sleeve.  Adjust stirrups, ties and other reinforcement if necessary to provide clear cover.

Furnish the following information for each shipment of splice material for review and approval by the Engineer:

- The type or series identification of the splice material.

- The heat treatment lot number for sleeve-threaded type sleeves.

- The bar grade and size number to be spliced by the material.

- A copy of the manufacturer's catalog giving complete data on the splice material and procedures.

- A statement that the splicing systems and materials used in accordance with the manufacturer's procedures will develop not less than a minimum tensile strength of 550 MPa, based on the nominal bar area, and will comply with the total slip requirements and the other requirements in these specifications.

- A statement that the splice material conforms in all respects to the details and materials of a specific approved design.

  - Qualifications:  Before making splices to be used in the work, qualify procedures to be used in making splices in reinforcing bars by testing sample splices of the type to be used.

Test two (2) sample splices for each operator qualification test for mechanical splices.  Test (2) sample splices for each mechanical splice procedure test.

For sleeve-swaged mechanical lap splices, make sample splices on the largest reinforcing bar size of each deformation pattern to be spliced by the procedure or operator being tested.

Consider each operator qualified for mechanical splicing of reinforcing bars of a given size qualified for all reinforcing bar sizes smaller than those used in making the tests.

Perform a separate operator qualification test or procedure test for each mechanical splicing position and procedure that the operator is expected to use on the work.

Mechanical splice procedures and operators may be approved by the Engineer, based upon approval of previous tests performed on appropriate sample splices.

  - Testing/Inspection:  When mechanical lap splices are used, furnish job control tests from a qualified testing laboratory.  A job control test consists of the fabrication, under conditions used to produce the splice, and the physical testing of six (6) sample splices for each lot of 200 splices.  The Engineer will designate when samples for job control tests are to be fabricated and will determine the limits of the lot represented by each job control test.

A lot of mechanical lap splices is defined as 200, or fraction thereof, of the same type of mechanical lap splices used for each combination of bar size and bar deformation pattern that is used in the work.

A sample splice consists of a splice made to connect two 760 mm, or longer bars using the same splice materials, position, location and equipment, and following the same procedures as are being used to make splices in the work.  Shorter sample splice bars may be used if approved by the Engineer.

Make and test sample splices in the presence of the Engineer or the Engineer's authorized representative.

Suitably identify sample splices with weatherproof markings prior to shipment to the testing laboratory.

Should the average of the results of tests made on the 6 sample splices or should more than one sample splice in any job control test fail to meet the requirements for splices, all splices represented by that test will be rejected and will be replaced at the Contractor's expense.

503-5.01	BASIS OF PAYMENT.  Delete the second paragraph and replace with the following:  Price and payment will be full compensation for furnishing, placing, splicing, and testing reinforcing steel as indicated in this Contract.  Increase in weight of reinforcing due to splices will not be paid for.  All materials, equipment and labor required to splice reinforcement will be paid for under the contract lump sum price

# SECTION 504

# STEEL STRUCTURES

Special Provisions

504-3.01 Fabrication.  Delete Section 504-3.01 numbered item 8, and substitute the following:

8.	Welding. Perform all welding and Nondestructive Examination (NDE) as specified or shown on the Plans. Conform to the most recent edition of the ANSI/AASHTO/AWS Bridge Welding Code D1.5 when welding new steel bridge girders, beams and stringers.  Conform to the latest edition of the Structural Welding Code AWS D1.1 when welding all other steel structures.

At least 30 days prior to welding, submit for approval a welding plan that has been signed and stamped by a Certified Welding Inspector (CWI) responsible for Quality Control (QC) and consisting of the following documents:

- Quality Control personnel qualifications listing CWI number.

- Welding Procedure Specifications (WPS) using forms in AWS D1.1, Sample Welding Forms.

- Procedure Qualification Records (PQR) when applicable, using forms in AWS D1.1, Sample Welding Forms

- Welder Performance Qualification Records (WPQR) using forms in AWS D1.1, Sample Welding Forms with the documentation of current welder certification

- Sample daily inspection sheet

- Type and extent of NDE to be conducted, as required in the specifications

Perform all Quality Control inspection necessary to ensure the materials and workmanship meet the requirements of the contract documents using a CWI.

Correct all deficiencies in materials and workmanship revealed by Quality Control and Quality Assurance inspections without additional compensation.

Furnish all completed Quality Control inspection documents through the Engineer to Bridge Design or when specified the Quality Assurance representative designated by the State.

Have all completed Quality Control inspection documents available on site to the Quality Assurance representative.

Follow Charpy V-notch impact test requirements as shown on the Plans, except that the impact energy values for filler metals must not be less than that of the base metals to be joined, when tested at the same temperature as the base metal.

504-4.01	METHOD OF MEASUREMENT.  Under Item 2, “Kilogram,” change lettered sub-item designations “4, d, and e” to “d, e, and f” respectively.  (03/31/00) 253M98

# SECTION 505

# PILING

Special Provisions

Add the following Subsections:

    - Description.  Delete the second paragraph and substitute the following:  Furnish piles of sufficient length to be driven to the estimated pile tip elevation and the required ultimate bearing capacity as shown on the plans.

    - Pile Bearing Values.  Delete this section in its entirety and substitute the following:  The Engineer using a wave equation analysis will determine the pile driving criteria. The wave equation program will be the “GRLWEAP” program using the GRLWEAP industry standard input data in addition to the Contractor furnished hammer information.

505-3.05	Minimum Penetration.  Change “minimum desirable” to “estimated”.

505-3.09	Driving Piles.  Delete the first and second paragraph and add the following:  Pile driving equipment (hammer) used by the contractor shall be subject to the approval of the Engineer. All pile driving systems shall be equipped with an appropriate thickness of hammer cushion to prevent damage to the hammer or pile and to insure uniform driving performance.  The hammer cushion shall be inspected in the presence of the Engineer prior to beginning pile driving and after each 50 hours of pile driving on this project.

The pile driving equipment (hammer) shall be sized such that the piles can be driven to the required ultimate bearing capacity, without damage to the piles and have compressive driving stresses as indicated by the wave equation analysis not exceeding 90% of the pile yield stress. Approval of the pile driving equipment will be based on a wave equation analysis and properly operating pile driving equipment (hammer).

Approval of a pile hammer shall not relieve the Contractor of responsibility for piles damaged from misalignment of the leads, failure of cap block or cushion materials, failures of splices, malfunctioning of the pile hammer or other improper construction methods.

At least thirty (30) calendar days prior to driving the first service pile, the Contractor shall submit pile driving equipment information on the "Pile Driving Equipment Data Form". The Pile Driving Equipment Data Form will be provided by the Engineer.

The Contractor shall use the approved driving system to install the piles.  No variations in the driving system will be permitted without the Engineer's written approval.  Any change in the driving system will only be considered after the Contractor has submitted a revised Pile Driving Equipment Data Form for a revised wave equation analysis by the Engineer, and the analysis indicates an acceptable result.  The Contractor will be notified of the acceptance or rejection of the revised driving system within 14 calendar days of the Engineer's receipt of the requested change.  The time required for submission, review and approval of a revised driving system shall not constitute the basis for a contract time extension.

Add the following:

Prefabricated pile points shall be carbon steel casting conforming to the requirements of ASTM A 27 Grade 65-35, ASTM A 148 Grade 90-60 and shall be heat treated.

If difficult pile driving conditions result in pile refusal due to rocks, cobbles, boulders or other subsurface obstructions above the estimated pile tip elevation, the work involved in the investigation and removal of such obstructions, when required by the Engineer, will be classified as Special Pile Excavation.  Pile refusal is defined as the condition reached during pile driving which results in a pile being driven by an impact hammer having a negligible rate of penetration per blow (such as when a pile tip reaches an impenetrable layer such as rock) and when the hammer blow is no longer sufficient to advance the pile tip.

505-3.15	Welding.  All welding and inspection shall conform to the requirements of the latest edition of the American Welding Society (AWS) Structural Welding Code, D1.1.

- Qualification of Process, Procedures and Joint Details.  For each joint to be used in construction, the joint details, electrode classification or grade, electrode diameter, voltage, amperage, order and relative position of passes, number and thickness of layers and other pertinent information shall be clearly presented in the welding procedure(s) submitted by the Contractor for the approval of the Engineer.

Requirements for procedures qualification is waived if the Contractor’s welding procedure is in accordance with all requirements of the welding procedures specification contained within the AWS Structural Welding Code, D1.1.

- Welders, Certification and Testing.  All welders and welding operators shall be certified in conformance with the AWS Structural Welding Code, D1.1.  Welders or welding operators lacking current AWS Structural Welding Code D1.1 certification shall not be permitted to perform welding on this project.

- Inspection of Shop Work and Records.  Welds, including joint preparation, fit-up and alignment, shall be completely (100 percent of the weld) inspected visually and radiographed in conformance with AWS Structural Welding Code, D1.1.  Ten percent of the length, as determined by the Engineer, of each weld shall be radiographic tested.  If a rejectable defect is found, then 100 percent of the length of the weld in that piece shall be radiographically tested.

The Engineer will examine and approve satisfactory welds, disapprove or reject unsatisfactory welds, approve satisfactory methods proposed by the Contractor for repairing disapproved welds, and inspect the preparation and rewelding of disapproved welds.  Copies of all the welding fabrication documentation, including the weld testing results shall be forwarded to the Engineer.

- Obligation of Contractor.  It shall be the Contractor’s responsibility to comply with all requests of the Engineer to correct improper workmanship and to remove and replace, or correct as instructed, all welds found defective or deficient by visual inspection or by nondestructive testing.

- Visual Inspection.  All welds shall be completely visually inspected.  A weld shall be acceptable by visual inspection if is shows that:

  - the weld has no cracks

  - thorough fusion exists between adjacent layers of weld metal and between weld metal and base metal,

  - all craters are filled to the full cross section, and,

  - the completed weld conforms to all of the provisions of the AWS Structural Welding Code, D1.1.

- Nondestructive Testing.  The method of nondestructive testing shall be radiographic testing in conformance with AWS Structural Welding Code, D1.1. Field welds are not subject to nondestructive testing.

- Destructive Testing.  The location, method and extent of mandatory destructive testing to be performed (if any) shall be indicated on the contract drawings.  All other welds will normally be inspected by visual methods and nondestructive testing; however, the Engineer may require destructive testing of any weld that in his opinion does not meet the criteria for radiographic acceptance.

The cost associated with destructive testing of questionable welds shall be borne by the Department for welds meeting radiographic acceptance criteria and by the Contractor for welds not meeting the radiographic acceptance criteria.  The cost of destructive testing of welds designated for destructive testing on the contract drawings shall be borne by the Contractor.

The Contractor shall be responsible for removing any weld specimen for destructive testing and repairing the weld afterwards.

- Preparation of the Weld.  The edges of the parts to be joined by welding shall be prepared by accurately cutting, grinding or machining to shape as indicated on the contract drawings and shall be visually inspected prior to welding by the Engineer.

- Backing.  Backing rings or strips shall be utilized on all field butt welded joints welded from one side unless otherwise shown on the contract drawings or approved by the Engineer.  Open root joints are permissible where the joint in inaccessible from both sides.

- Cleaning.  Each completed bead shall be thoroughly cleaned of all slag, or other foreign matter, before proceeding with the next bead.  Hand clipping, power driven wire brushed, needle scalars, or grinders shall be used.

Full compensation for welding, weld inspection, weld testing, including all necessary tools, equipment, scaffolding and other support facilities required to perform welding, welding inspection, including the cost of radiographic testing shall be subsidiary to the price bid for the piling items of the contract and no separate payment shall be made.  (1/31/96)R146

505-4.01	Method of Measurement.

Furnish Piles.  Add the following:  The Contractor will at their own expense, increase the specified pile lengths to provide for fresh heading and for such additional pile lengths as may be necessary to suit their method of operation.

Add the following paragraphs:

Special Pile Excavation.  Investigation and removal of unusual obstructions causing pile refusal above the specified estimated pile tip elevations, when required by the Engineer, shall be classified as Special Pile Excavation.  This work will be measured on a time and materials basis in accordance with Section 109, Paragraph 1.05 of the Standard Specifications.

505-5.01	Basis of Payment. Add the following:

| Pay Item | Pay Unit |
| --- | --- |
| 505(13) Special Pile Excavation | ## Contingent Sum |

# SECTION 507

# BRIDGE RAILING

Special Provisions

507-2.01	MATERIALS.  Add the following:

4.	Grout					Subsection 701-2.03

507-3.01	CONSTRUCTION REQUIREMENTS.  Delete item numbered 1. “General” and replace with the following:

1.	General.  Construct railing to the line and grade shown on the Plans.  Ensure that the rail does not reflect any unevenness of the bridge structure.  Set rail posts plumb.  Place railing after all falsework is removed and the span is self-supporting.

Do not paint bridge railing.

Furnish and install concrete curbing, associated reinforcing steel, and the approach rail transition bracket for steel bridge railing.

507-4.01	METHOD OF MEASUREMENT.  Delete the first sentence and replace with the following:  In accordance with Section 109.

Add the following to the numbered item list:

4.	Grout

507-5.01	BASIS OF PAYMENT.  Add the following pay item

| Pay Item | Pay Unit |
| --- | --- |
| 507(6) Steel Bridge Railing | ## Lump Sum |

# section 514

# DRILLED SHAFTS

514-1.01	DESCRIPTION. Construct drilled shaft foundations as described in this Contract.  This work includes all labor, materials, equipment, incidentals and services necessary to perform all operations to complete drilled shaft installation.

514-1.02	QUALITY CONTROL. Provide a Quality Control Inspector to ensure that all materials, techniques and methods are suitable to meet or exceed the minimum requirements of the contract.

The Quality Control Inspector shall submit daily reports to the Engineer during drilled shaft installation and testing operations verifying the Contractor’s compliance with requirements of the contract.  Include field measurement data, procedural discrepancies, installation problems, names of personnel, equipment usage data, and all other significant information in the daily reports.

514-1.03	PERMITS. Conform to the requirements of the Department obtained permits when constructing drilled shafts and disposing of excavated materials.  Obtain all other necessary permits not obtained by the Department necessary to construct the drilled shafts and dispose of excavation materials.

514-1.05	GENERAL REQUIREMENTS AND SUBMITTALS.

- Submit for approval the following documents no less than 45 days prior to the anticipated start of drilled shaft construction:

Personnel Experience.  Provide a list of the key personnel involved in the drilled shaft construction.  Include the name of the superintendent and of the superintendent’s assistants who will be performing and directing the actual drilling operations.  Include a resume of each superintendent and assistant involved in drilled shaft construction indicating:

  - A minimum of five years experience in directing drilled shaft construction of which two years being in responsible charge or operating equipment proposed for this project.

  - The number of years of recent continuous relevant experience in performing similar drilling operations and operating the contractor proposed equipment for this job.

  - Detailed recent relevant experience (3 project minimum) including project description, date of work, actual work performed by individual, reference for each project including telephone number.

  - A list of relevant equipment operated including type of equipment, amount and nature of experience obtained.

Only those personnel approved by the Engineer may work on the drilled shaft construction. The Engineer may suspend the drilled shaft work if the Contractor substitutes unauthorized personnel for authorized personnel during construction. If work is suspended due to unauthorized substitution of personnel, the Contractor shall be fully liable for all additional costs resulting from the suspension of work and no adjustment in contract time will be allowed.

Drilled Shaft Installation Plan. Provide the installation plan for the drilled shaft foundations.  Include in the following:

- List the type, number and size of all proposed equipment, including cranes, drills, augers, bailing buckets, final cleaning equipment, desanding equipment, slurry pumps, tremies, concrete pumps, casings, grout pumps, etc.  Include manufacturer’s recommended capacities for each piece of equipment.

- Details and methods required for construction including temporary work structures and access roads.

- Details of sequence of construction operations and sequence of shaft construction including dates and anticipated duration of work.

- Details of shaft excavation methods.

- Procedure for maintaining correct horizontal and vertical alignment during shaft installation.

- Casing diameter and thickness required, but not less than that indicated on the plans.

- Method to advance casing.

- Methods and equipment proposed to prevent displacement of casing and/or shafts throughout shaft construction.

- Details for obstruction removal.

- Details of blasting plan.

- The casing grouting plan and procedure if required.

- Details of proposed methods to clean shaft after initial excavation.

- Details of shaft reinforcement, including methods to ensure centering/required cover, reinforcement cage integrity during placement, placement procedures, cage support, tie downs, etc.

- Details of concrete placement, including proposed operational procedures for pumping concrete, concrete placement rates, initial concrete placement procedure, method for raising tremie during concrete placement, and overfilling of the shaft concrete.  Also, provide provisions to ensure proper final shaft cutoff elevation.

- Action plan for correcting defects in the shaft.  Defects include but are not limited to the following: tilted casing, partially or completely collapsed casing, partially or completely collapsed reinforcement cage, improper concrete placement, and equipment failure.

- Required submittals, including shop drawing, mill certification and concrete mix designs.

- Welding Quality Control plan conforming to the requirements of AWS D1.1:2002.

- Safety plan to be implemented to ensure employee safety. Delineate worker safety procedures around the shaft excavation and in the shaft when personnel descend for inspection.

- Details of environmental control procedures used to prevent loss of slurry, concrete or other shaft materials into waterways or other protected areas.

- Wastewater and concrete disposal procedures.

- Other information shown in the plans, requested by the Engineer or deemed necessary by the Contractor.

The Engineer will evaluate the drilled shaft installation plan for conformance with the Contract Documents and will reject any part of the plan that is unacceptable.  Within 20 days after receipt of the plan, the Engineer will notify the Contractor of any additional information required and/or changes that may be necessary in the opinion of the Engineer to satisfy the Contract Documents.  Submit agreed upon changes for reevaluation.  The Engineer will notify the Contractor within 10 days after receipt of proposed changes of their acceptance or rejection.  All approvals given by the Engineer are subject to trial and satisfactory performance in the field.

Identify all Critical Path Schedule Items in the drilled shaft installation plan. Provide adequate lead time to obtain concrete mix design approval and permanent metal casing delivery.

514-1.06	CERTIFICATIONS. Provide certification that all available geotechnical information provided by the Department has been reviewed and considered in the bid preparation.

514-2.01	MATERIALS. Use materials that conform to the following:

| Casing | American Petroleum Institute (API) Specification 5L, Grade X52, PSL 2 |
| --- | --- |

CONSTRUCTION REQUIREMENTS

514-3.01	GENERAL METHODS AND EQUIPMENT.  Perform the excavations required for the shafts through all materials encountered to the dimensions and elevations shown in the Contract Documents. Use methods and equipment suitable for the intended purpose and the materials encountered. Provide equipment capable of constructing shafts to a depth equal to the deepest shaft shown in the plans plus three times the shaft diameter.

Construct drilled shafts according to the Contract Documents except when permitted otherwise by the Engineer.  An alternate method of shaft construction may be proposed. Acceptance for other proposed shaft installation methods will be based upon the suitability of the method to the site conditions and the effect of the method on the structural system.  Submit alternate methods of shaft construction to the Engineer for approval.

Maintain a construction method and soil log during shaft excavation. Submit copies of the log to the Engineer daily.  Resolve all differences in the production logs between the Engineer and the Contractor within 24 hours of submittal to the Engineer.  Provide at least the following items in the log:

- Description and approximate top and bottom elevation of each soil or rock material encountered.

- Location of all obstructions and time spent removing the obstruction.

- Drilling penetration rate, down thrust, rotation speed, and torque.

- Seepage or groundwater.

- Remarks and comments

Cofferdams, temporary work structures and roads may be required to install the drilled shaft foundation, piers, and bridge superstructure.

514-3.02	CONSTRUCTION METHOD.  Use the permanent casing method.

Permanent Casing Method: Excavate through the casing and advance the casing until reaching the desired penetration. Overreaming the outside diameter of the casing before placing the casing may be necessary.

Casing may be placed in oversized holes and grouted in place using the pre-approved grouting procedure identified in Subsection 514-1.05.  Grouting may include placement of a grout plug to seal the casing above the rock socket, as required due to the presence of fractured rock or unstable soil.

Vibratory and impact hammers may be used to advance casing.  Casing that is driven or vibrated into place need not be grouted.

Oscillating and rotary type casing installation devices may be used with the Engineer’s approval.

After the concrete has cured a minimum of 7 days, cut the casing off at the prescribed elevation and leave the remainder of the casing in place.

514-3.03	POSITION AND ALIGNMENT.  Provide a fixed template, adequate to maintain shaft position and alignment during all excavation and concreting operations.  A fixed template for shafts drilled on land will not be required if the Contractor demonstrates satisfactorily to the Engineer that shaft position and alignment can be properly maintained. The Engineer will require a fixed template adequate to maintain shaft position and alignment during all excavation and concreting operations for shafts drilled on land when the Contractor fails to demonstrate to the Engineer’s satisfaction that he can properly maintain shaft position and alignment without use of a template.

514-3.04	EXCAVATIONS AND EQUIPMENT.  All shaft excavation is Unclassified Shaft Excavation.  The Engineer will require Drilled Shaft Sidewall Overreaming when necessary.

- Unclassified Shaft Excavation: all processes required to excavate a drilled shaft of the dimensions shown in the Contract Documents, completed and accepted.  Include in the work all shaft excavation, whether the material encountered is soil, rock, boulders, weathered rock, stone, natural or man-made obstructions, or any other materials.

- Drilled Shaft Sidewall Overreaming: the unclassified excavation required to enlarge the drilled shaft diameter to accommodate the installation of the permanent metal casing.  Increase the shaft radius a maximum of 75 mm by overreaming.

If the Engineer determines that the material encountered while drilling the shaft excavation is unsuitable and/or is not the same as anticipated in the design of the drilled shaft, extend the drilled shaft excavations as required by the Engineer.

Provide areas for the disposal of unsuitable materials and excess materials that are removed from shaft excavations, and dispose of them subject to permit requirements and in a manner meeting all requirements pertaining to the approved storm water pollution prevention (SWPP) plan.

Use excavation and drilling equipment having adequate capacity, power, torque, and downthrust to perform the work.  Use excavation and overreaming tools of adequate design, size, and strength to perform the work.  If the material encountered cannot be drilled using conventional earth augers and/or underreaming tools, provide special drilling equipment, including but not limited to rock augers, core barrels, rock tools, air tools, blasting materials, and other equipment as necessary to continue the shaft excavation to the size and depth required.

514-3.05	CASINGS.  Use casings that are of ample strength to withstand handling and driving stresses and the pressure of concrete and surrounding earth materials.  Reinforce the tip of the casing to ensure penetration through the rubble layer.  Casing may be thickened or reinforced to withstand applied stresses.

Use casings that are smooth and water tight. Provide a casing that is continuous along the entire length of the shaft.

Ensure that the inside diameter of casing is not less than the specified size of shaft. Oversized casing may be used with the Engineer’s approval. The Department will not provide extra compensation for excess concrete required to fill an oversize casing.

If the installed casing does not satisfy the requirements of Subsection 514-3.10, submit casing repair procedure to the Engineer for approval.

Special casing systems may be used with the Engineer’s written approval. Design special casings so that no damage occurs to the drilled shaft foundation.

514-3.06	INSPECTION OF EXCAVATIONS.  Inspect the excavations for the following:

- Dimensions and Alignment.  Provide equipment for checking the dimensions and alignment of each shaft excavation.  Verify the dimensions and alignment of the shaft excavation under the observation and direction of the Engineer.  Check the following:

  - Shaft excavation dimensions and alignment.

  - Casing dimensions and alignment periodically throughout the installation process.

  - Casing dimension and alignment in final position.

- Depth.  Reference the depth of the shaft during drilling using marks on the Kelly bar or other suitable methods.  Measure final shaft depths with a suitable weighted tape or other approved methods after final cleaning.

- Shaft Cleanliness Requirements.  Clean the shaft so that at least 50 percent of the base of each shaft has less than 15 mm of sediment at the time of concrete placement. Ensure that the maximum depth of sedimentary deposits or other debris does not exceed 40 mm at any location on the bottom of the excavation.  The Engineer will approve shaft cleanliness based on visual inspection for dry shafts.  The Engineer will approve shaft cleanliness using divers, Shaft Inspection Device (SID) or other appropriate methods for wet shafts.

Refer to Subsection 514-3.11 for SID requirements.

- Casing. Visually inspect casings above water.  Use a Shaft Inspection Device (SID), diver, or other methods as directed by the Engineer to examine the casings below water for defects.

Refer to Section 514-3.11 for SID requirements.

514-3.07	REINFORCING STEEL CONSTRUCTION AND PLACEMENT.

- Reinforcement Cage Construction and Placement: Tie all intersections of drilled shaft reinforcing steel with cross ties or "figure 8" ties. Use double strand ties or ties with larger tie wire when necessary. The Engineer will give final approval of the cage construction subject to satisfactory performance in the field.

Assemble and place as a single unit the cage of reinforcing steel consisting of; longitudinal bars, ties, spirals, cage stiffener bars, and all other components. Place the cage immediately after the Engineer inspects and accepts the shaft excavation and immediately prior to placing concrete.  The Engineer will give final approval of the placement subject to satisfactory performance in the field.

- Splicing Reinforcement Cage: If the bottom of the constructed shaft elevation is lower than the bottom of the shaft elevation in the plans, extend a minimum of one half of the longitudinal bars required in the lower portion of the shaft the additional length.  Continue the tie bars throughout the extra depth and extend the stiffener bars to the final depth. Splice the longitudinal bar extensions as required in Section 503.

- Support, Alignment, and Tolerance: Tie and support the reinforcing steel in the shaft so that the reinforcing steel will remain within allowable tolerances as specified in Section 514-3.10.

Use concrete wheels or other approved, non-corrosive spacing devices near the bottom and at intervals not exceeding 1 meter up the shaft to ensure concentric spacing for the entire length of the cage. Do not use block or wire type spacers. Use a minimum of four spacers equally spaced around the cage circumference.

Provide concrete or other Engineer-approved spacers at the bottom of the drilled shaft reinforcing cage. Maintain the specified distance between the bottom of the cage and the bottom of the shaft.  Use one spacer per longitudinal bar unless directed otherwise by the Engineer.  Use spacers sized to prevent vertical movement of the cage.  Use spacers constructed of material equal in quality and durability to the shaft concrete.  Submit spacer information to the Engineer for approval.

Check the elevation of the top of the steel cage before and after placing the concrete.  If the cage is not maintained within the specified tolerances, correct it as approved by the Engineer. Do not construct additional shafts until modifying the reinforcement cage support in a manner satisfactory to the Engineer.

514-3.08	FLUID IN EXCAVATION AT TIME OF CONCRETE PLACEMENT.  Prior to placing concrete in any shaft excavation, ensure that contaminated suspensions, which could impair the free flow of concrete from the tremie pipe, have not accumulated in the bottom of the shaft.  Take samples of the fluid in the shaft from the base of the shaft and at intervals not exceeding 1 meter up the shaft, using an approved sampling tool.  Ensure that the density of the fluid in the shaft excavation prior to concreting is less than 1200 kg/m3. If desanding equipment is required, ensure that the sand content does not exceed 4 percent.  Take whatever action is necessary to modify the fluid in the shaft excavation prior to placing the concrete to bring the fluid within the contract requirements.

514-3.09	CONCRETE PLACEMENT.  Place concrete in accordance with Section 501 and the requirements herein.

At no expense to the Department, furnish the additional drilled shaft concrete (over the theoretical amount required to fill the shaft as shown in the Plans) required to complete filling shafts larger than required by the Plans or authorized by the Engineer.

If the pressure head is lost during concrete placement for any reason, the Engineer may direct the Contractor to perform integrity testing at no expense to the Department.

Cure the top surface of the shaft in accordance with Section 501.

Install grout in all voids between the casing and shaft excavation after placing shaft concrete. Grout permanent metal casing in conformance with the requirements of Section 501.

514-3.10	CONSTRUCTION TOLERANCES.  Conform to the following:

- Ensure that the top of the drilled shaft is no more than 75 mm laterally from the position indicated in the plans.

- Ensure that the vertical alignment of the shaft excavation does not vary by more than 15 mm horizontally for each meter of depth.

- After placing all the concrete, ensure that the top of the reinforcement cage is no more than 50 mm above and no more than 75 mm below plan position.

- Ensure that the top elevation of the drilled shaft concrete is within 25 mm of the top of shaft elevation shown in the plans.

- Ensure that the cutting edges of excavation equipment are normal to the vertical axis of the equipment within a tolerance of ±30 mm per meter of shaft diameter.

- The completed shaft excavation shall have a flat bottom as shown on the plans. The flat bottom of the shaft excavation shall be fully founded on rock and be level within ±30 mm per meter of shaft diameter.

514-3.11	INSTRUMENTATION AND DATA COLLECTION.

- Shaft Inspection Device: The Engineer may use a Shaft Inspection Device (SID) comprised of a television camera sealed inside a watertight jacket to inspect the bottoms of the shafts.  Cooperate with the Engineer in using this device.  Place the device in position for inspection and remove it after the inspection.  Furnish 110 V single-phase current (minimum 30 A service), 220 V single- phase current (minimum 15 A service), and a 150 psi compressor (230 in3/s minimum) to operate the SID.

- Low Strain Integrity Testing.  The Engineer will perform low strain integrity testing of the drilled shafts prior to forming the footing.  Dewater and remove all debris from the rock surface prior to the Department's testing.  Provide a reasonable and safe means of access to the drilled shafts.  Do not commence any construction on the pier until the department has completed the low strain integrity testing.

If the low strain integrity testing indicates the presence of a defect in a shaft, core a 50 mm diameter hole the length of the shaft.  If the core confirms the presence of a defect, repair the shaft at your expense and at no extra cost to the Department.  If a defect is not observed in the cores, the Department will pay for all coring costs and compensation for the delay will be granted by an appropriate time extension.

Account for the time required by the Department to perform the low strain integrity testing in the progress schedule submitted under Subsection 108-1.03.  Suspension of work to allow for testing is not a suspension of work per Subsection 108-1.06 and additional contract time will not be allowed.  Delays resulting from the low strain integrity testing shall not be a basis for a claim.

514-3.12	DRILLED SHAFT EXCAVATIONS CONSTRUCTED OUT OF TOLERANCE.  Do not construct drilled shaft foundations in such a manner that the concrete shaft cannot be completed within the required tolerances.  If the contract tolerances are not met, the Contractor may request design changes in the pier to incorporate shafts installed out of tolerance.  The Contractor shall bear the costs of redesign and all related costs resulting from approved design changes to incorporate shafts installed out of tolerance.  Furnish additional materials and work necessary, including engineering analysis and redesign, to implement corrections of out of tolerance drilled shafts at no expense to the Department.

Provide a proposal on correcting out of tolerance shafts to the Engineer. Do not begin any redesign until the proposal has been reviewed for acceptability and approved by the Engineer in writing.

A Professional Engineer registered in the State of Alaska must perform all redesign to correct for out of tolerance shafts. The Registered Professional Engineer performing the redesign is subject to the approval of the Engineer.

514-4.01	METHOD OF MEASUREMENT.

Drilled Shaft: This item will not be measured for payment.

Unclassified Shaft Excavation: The quantity to be paid for will be the length, in meters, of unclassified shaft excavation of the diameter shown in the plans, completed and accepted. The length will be measured along the centerline of the shaft.

Casings: The sum of the lengths, in meters, of the casing in place in the completed structure. The length will be measured along the casing from the top to the bottom of the casing at each shaft location.

514-5.01	BASIS OF PAYMENT.

- Drilled Shaft: Price and payment will be full compensation for furnishing, erecting, operating, maintaining, dismantling and transporting all drilled shaft equipment necessary to drill foundation shafts and place the casing as indicated on the plans.

Price and Payment will be full compensation for all Quality Control Inspection.

Payment of 85 percent of the amount bid for this bid item will be made when all equipment is at the site, assembled and ready to begin operation.

Payment of the remaining 15 percent will be made when the all shafts have been drilled, all shaft concrete is in place to the top of the shaft, and the Engineer has accepted all shafts.

- Unclassified Shaft Excavation: Price and payment will be full compensation for the shaft excavation; sidewall overreaming; disposal of excavated materials; preparation of the site as required; cleaning and inspecting shaft excavations; using desanding equipment as necessary; using drilling equipment; and furnishing all other labor and materials necessary to complete the work.

- Casings: Price and payment will be full compensation for all costs necessary for furnishing and placing the casing in the shaft excavation.

Payment will be made under:

| # Pay Item | # Pay Unit |
| --- | --- |
| 514(1) Drilled Shaft | Lump Sum |
| 514(2) Unclassified Shaft Excavation | Meter |
| 514(3) Shaft Casing | Meter |

# SECTION 603

# CULVERTS AND STORM DRAINS

Special Provisions

603-1.01	DESCRIPTION. Add the following:  This work shall also consist of installing culvert marker posts. (09/10/02)R42M

Standard Modifications

603-2.01	MATERIALS.  In the second paragraph, delete “(900 mm maximum diameter)”.

In the fourth paragraph, delete the last sentence.

(02/08/01)M95

Special Provisions

Add the following: Culvert marker posts shall meet the requirements of Subsection 730-2.05 Flexible Delineator Posts. The color shall be blue with no other markings. The 65 mm by 1800 mm post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 230 mm. (09/10/02)R42M

Standard Modifications

603-3.03	JOINING PIPE.

2. Metal Pipe. Replace the second sentence with the following: “Use bands that are no more than two nominal sheet thicknesses lighter than the pipe being joined, and in no case lighter than 1.3 mm.” (02/08/01)M95

Special Provisions

603-3.06	CULVERT MARKER POSTS.  Add the following:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 750 mm and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer. 1070 mm of post shall remain above the ground after driving. (09/10/02)R42M

603-4.01	METHOD OF MEASUREMENT.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01	BASIS OF PAYMENT.  Add the following: Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items. (09/10/02)R42M

# SECTION 606

# GUARDRAIL

Special Provision

606-2.01	MATERIALS.  Delete “Flexible Markers” in its entirety and substitute the following:

Flexible Markers.  Use plastic tubes that are:

1.	designed for use as snow poles

2.	impact-resistant to minus 60 °C (ASTM D 746)

3.	colored “Maintenance Orange” (UV stable)

4.	internally cross-braced

5.	30 to 40 mm diameter by 1200 mm long

Furnish flexible markers with two 75 mm wide strips of white reflective sheeting, covered by a weather-resistant clear film, completely around the pole.  Place the first strip 25 mm from the top of the pole and the second 40 mm below the first.  Use attachment hardware made of either stainless or galvanized steel.  (03/14/00) M 88

Standard Modifications

606-3.01	GENERAL.  Add the following:  Treat field cuts to timber posts and blocks according to AWPA standard M 4.  (10/19/98)M67

606-3.02	POSTS. Delete the entire subsection after the first sentence, and replace with the following:

Set posts as follows:

  - Set posts plumb, in the location and to the depth shown on the Plans or Standard Drawings.

  - Choose an installation method that does not damage the post, adjacent pavement, structures, utility conduits, and final slopes. Repair all damage to the satisfaction of the Engineer, or replace the damaged item, as per Subsection 105-1.11.

  - Set wood or steel posts in dug, drilled, or pre-punched holes. Steel posts may also be set by ramming or driving if:

  - The embankment aggregate is no larger than six inch; and

  - If the posts are not damaged during installation.

  - Backfill and compact around posts with acceptable material, to firmly support the post laterally and vertically. Compact under and around posts to the Engineer’s satisfaction.

4.	In solid rock or in broken rock embankment, construct holes for posts, no ramming or driving in the rock will be allowed.

5.	In new roads, install posts before final shoulder or median compaction, surfacing, and paving.

(07/03/03)M105

Special Provisions

606-3.03	BEAM RAIL.  Add the following:  Supply factory bent guardrail elements for radii less than 22 m. Install rail elements for slotted rail terminals according to manufacturer’s recommendations.

Standard Modifications

606-3.05	TERMINAL SECTIONS.  Delete the fourth paragraph (flexible markers) in its entirety and substitute the following:  Attach flexible markers, in a vertical position, to the last post of each guardrail terminal using two pipe bracket holders spaced 300 mm apart. Attach to wooden guardrail posts with wood screws and to steel guardrail posts with hex bolts.  (03/14/00) M 88

Special Provisions

606-3.06	REMOVAL AND RECONSTRUCTION OF GUARDRAIL.  Add the following: Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 7 calendar days after removal.

Guardrail located within 15 meters of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed. (10/17/02)R45aM98

606-3.07	REMOVAL AND DISPOSAL OF GUARDRAIL.  Delete the last sentence and substitute the following:  The Contractor shall notify the maintenance manager at the Cascade Maintenance Station (phone 907.745.5116) two (2) weeks before beginning the removal of the existing guard rail.  Alaska DOT&PF maintenance personnel will physically identify guardrail and guardrail posts to be salvaged.  All guardrail, guardrail posts and associated hardware so designated will be delivered to the Department of Transportation Maintenance Yard located in Cascade.  All remaining items removed become the Contractor’s property.  (9/8/00)R259M98

Add the following Subsections:

606-3.09	FLEXIBLE MARKERS.  For each slotted rail terminal, a flexible marker shall be attached to the extreme piece of rail. The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer.

606-3.10	LENGTH OF NEED VERIFICATION.  After shaping the slopes and staking all proposed guardrail locations, notify the Engineer to field verify the beginning and ends. The staked location of the guardrail will be approved by the Engineer prior to installation. The Engineer may determine that additional guardrail is necessary, and comply without delay. (10/17/02)R45aM98

Add the following Subsections:

606-3.11	BOLLARDS.  Install salvaged guardrail posts at the locations shown on the Plans.  Install posts in accordance with the Plans, Standard Drawings and Section 606 Specifications.

Standard Modification

606-4.01	METHOD OF MEASUREMENT. Delete the first sentence of the paragraph titled “Guardrail/Bridge Rail Connection” and replace with the following:  In accordance with Section 109.

Special Provisions

606-5.01	BASIS OF PAYMENT.  Add the following pay item:

| # Pay Item | # Pay Unit |
| --- | --- |
| 606(13) Guardrail/Bridge Rail Connections | Lump Sum |
| 606(15) Bollard | Each |

# SECTION 607

# fENCES

Special Provision

607-1.01	DESCRIPTION.  Add the following after the first paragraph:  This work consists of furnishing and installing barrier gates in accordance with the plans, and the specifications at the locations indicated on the plans or as directed by the Engineer. This work shall include foundation, assembly, installation, application of reflective markings, and all materials and incidentals necessary to place gates into operation to the satisfaction of the Engineer.

607-2.01	MATERIALS.  Add the following:

Concrete Class W				Subsection 501-2.01

Structural Steel				Subsection 716-2.02

High strength bolts, nuts

and washer					Subsection 716-2.03

Machine bolts, cap screws, nuts

and washers					Subsection 716-2.05

Reflective Markings				Subsection 730-2.03

Add the following Subsections:

607-2.02	GALVANIZING.  Structural steel shall be hot dipped galvanized in conformance with AASHTO M 111.  Gates shall be galvanized after fabrication.

Hot-dip galvanize all anchor bolts, nuts, washers, tie-rods, clamps and other miscellaneous ferrous parts in conformance with AASHTO M 232.  After galvanizing, ensure that the bolt threads accept galvanized standard nuts without requiring tools or causing removal of protective coatings.  Bolts and nuts shall be the heavy hex type and galvanized if connected components are galvanized.

Repair damage to galvanized coatings in conformance with AASHTO M 36.

607-2.03	LOCKS.  Locks shall be provided for each gate and shall be brass, restricted keyway padlocks with a shackle that is 3/8 inch in diameter having a closed clearance of 2-1/4 inches. The locks shall have control key removable cores and each lock shall have a separate replacement core. All cores shall be keyed differently. The Contractor shall provide 4 keys per lock, and 2 core-removal keys.

Add the following Subsection:

607-3.02	BARRIER GATES.

1.	Fabrication.  The Contractor shall furnish 15 days notice of the beginning of fabrication work at the shop, so that inspection may be provided.

Workmanship and finish shall be equal to the best practice in modem fabrication shops. Portions of the work exposed to view shall be finished neatly. Shearing, flame cutting, and chipping shall be done carefully and accurately. Steel or wrought iron may be flame. cut, provided a smooth surface is secured by the use of a mechanical guide. Flame cutting by hand shall be done only where approved, and the surface shall be made smooth by planning, chipping, or grinding. The cutting flame shall be adjusted and manipulated so as to avoid cutting beyond the prescribed lines. Re-entrant cuts shall be filleted to a radius of not less than 3/4 inch.

2.	Finishing and Shaping.  Finished members shall be true to line and free from twists, bends, and open joints. Structural material, either plain or fabricated, shall be stored at the fabricating shop above the ground on platforms, skids, or other supports. It shall be kept free from dirt, grease, or other foreign matter, and shall be protected, as far as practicable, from corrosion.

3.	Welding.  Welding shall be in accordance with AWS D1.1.

4.	Post Installation.  All gate posts shall be set in Concrete Class W at the required dimensions and depths and at the spacing shown on the Plans.

The post holes shall be in proper alignment so that there is a minimum of 3 inches of concrete on all sides of the posts. The concrete shall be thoroughly compacted around the posts by tamping or vibrating and shall have a smooth finish slightly higher than the ground and sloped to drain away from the posts. All posts shall be set plumb and to the required grade and alignment. No materials shall be installed on the posts, nor shall the posts be disturbed in any manner within 7 days after the individual post footing is completed.

Should rock be encountered at a depth less than the planned embedment depth, a hole 2 inches larger than the greatest dimension of the posts shall be drilled to a depth of 12 inches. After the posts are set, the remainder of the drilled hole shall be filled with grout, composed of one part Portland cement and two parts mortar sand. Any remaining space above the rock shall be filled with concrete in the manner described above.

In lieu of drilling, the rock may be excavated to the required embedment depth.

5.	Gate Installation.  Gates shall be installed level and plumb with the swing as indicated on the drawings. Reflective sheeting shall be installed on clean dry surface in accordance with manufacturer's recommendations.

607-4.01	METHOD OF MEASUREMENT.  Add the following:  The method of measurement for Items 607(7), Single Post Barrier Gate and 607(8), Double Post Barrier Gate shall be by the number of complete gate units installed and accepted by the Engineer.

607-5.01	BASIS OF PAYMENT.  Add the following:  Payment for Items 607(7) and 607(8) shall be made at the contract unit price for each furnished, completed and accepted gate installation. This price shall be full compensation for furnishing all materials, for all preparation, assembly, and installation of these materials, and for all labor, equipment, tools, and incidentals necessary to complete Items 607(7), Single Post Barrier and 607(8), Double Post Barrier Gate.

Payment will be made under:

| # Pay Item | # Pay Unit |
| --- | --- |
| 607(7) Single Post Barrier Gate | Each |

# SECTION 611

# riprap

Special Provision

611-3.01	CONSTRUCTION REQUIREMENTS.  Add the following:

- When placing riprap within 3 meters of the footings, do not drop riprap from a height more than 300 mm.  Do not damage the bridge pier or footing when placing riprap.  Repair any damage to the bridge, caused during riprap placement operations, to the satisfaction of the Engineer and at no extra cost to the Department.

Special Provision

- 611-5.01	BASIS OF PAYMENT.  Add the following:

Payment will be made under:

| # Pay Item | # Pay Unit |
| --- | --- |
| 611(2A) Riprap, Class I | Megagram |
| 611(2B) Riprap, Class II | Megagram |
| 611(2C) Riprap, Class III | Megagram |

# SECTION 615

# STANDARD SIGNS

Special Provisions

615-2.01	MATERIALS.  Under item 1. delete the first sentence and substitute the following: Unless Shop Drawings have been provided in the Contract, submit shop drawings for signs that require the use of the Alaska Sign Design Specifications (ASDS), the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual, letter width and spacing charts for approval before fabrication.

Standard Modification

Delete the first paragraph of Item 2, including subitems a., b., and c. and replace with:

2.	Sign Fabrication.  Use Type IV reflective sheeting (for lettering, symbols, borders, and background) on sheet aluminum panels for signs except the following:

a.	Orange Background Signs:  Use either Type II or Type III orange reflective sheeting or use Type VII or Type IX fluorescent orange reflective sheeting.  For temporary installations place reflective sheeting on sheet aluminum, plastic, or plywood panels.

b.	Railroad Crossbucks and Vertical Crossbuck Supports: Use white Type VIII or Type IX reflective sheeting for background of sign and strips.

- Non-Illuminated Overhead Signs with White Legends on Green Backgrounds:  Use Type IX reflective sheeting for legends and background.  Create the legend in one of the following ways:

(1)	Cut border and legend from white Type IX reflective sheeting and adhere to a green Type IX background, or

(2)	Cut stencil of border and legend out of green transparent acrylic film and use transparent adhesive to overlay the film on a white Type IX reflective background.

- Fluorescent Yellow-Green School Area Signs:  Use Type VIII or Type IX reflective sheeting for background.

Add the following paragraph:

Reflective Sheeting Warranty.  Supply manufacturer’s warranty for reflective sheeting, including retention of fluorescent yellow-green (measured according to ASTM E 2301) for ten years according to the following criteria:

Minimum Fluorescent Luminance Factor 	YF: 20%

Minimum Total Luminance Factor		YT: 35%

The warranty shall stipulate that: If the sheeting fails to meet the minimum fluorescence values within the first 7 years from the date of fabrication, the manufacturer shall, at the manufacturer’s expense, restore the sign surface to its original effectiveness.  If the reflective sheeting fails to meet the minimum fluorescence values within the 8th through the 10th year from the date of fabrication, the manufacturer shall, at the manufacturer’s expense, provide enough new replacement sign sheeting to the Department to restore the sign surface to its original effectiveness. E26(1/1/06)

615-3.01	CONSTRUCTION REQUIREMENTS.  Delete item 7 and substitute the following:

- Alaska DOT&PF maintenance personnel will physically identify sign panels, posts and hardware to be salvaged.  All sign panels, posts, and hardware so designated will be delivered to the Department of Transportation Maintenance Yard located in Cascade.  All remaining items removed become the Contractor’s property.

615-3.02	SIGN PLACEMENT AND INSTALLATION.  Add the following: Do not remove existing signs without authorization from the Engineer. (05/16/01)R50M98

615-4.01	METHOD OF MEASUREMENT. Under “Standard Signs and Object Markers.” in fourth sentence delete:  “Actual areas for signs will be measured, except” and capitalize the remaining portion: “Octagons and round signs will be measured as rectangles.”  (07/03/203)M106

615-5.01	BASIS OF PAYMENT.  Delete the first sentence and substitute the following:  Sign posts, bases, mounting hardware and concrete used for sign bases are subsidiary.

Add the following: No separate payment for keeping existing signs in service until they are no longer needed, or temporary relocation of existing signs will be made.  This work is subsidiary to Item 615(1), Standard Sign.

No separate payment for removal of existing sign post foundations, or work required to abandon them in place will be made, but shall be subsidiary to Item 615(1), Standard Sign.

No separate payment for salvaging activities detailed in Subsection 615-3.01 will be made.  This work will be subsidiary to Item 615(1), Standard Sign.  (11/06/02)R50USC02

# SECTION 616

# THAW PIPE AND THAW WIRES

Special Provisions

616-3.01	THAW PIPE.  Under Item 3 “Installation,” add the following:  Install thaw pipes as shown in the plans or as directed by the Engineer upon completion of the pipe culvert installation or prior to winter shutdown.  Thaw pipes shall be completely functional.

# SECTION 618

# SEEDING

Delete this Section in its entirety and substitute with the following:

Special Provisions

618-1.01	DESCRIPTION.  This work consists of establishing a perennial stand of grass or other specified living vegetative cover in the areas indicated on the Plans and other areas directed by the Engineer and to acceptably maintain the cover for the term of the Contract.

618-2.01	MATERIALS.  Use materials that conform to the Special Provisions and the following:

Seed						Section 724

Fertilizer (20-20-10) 				Section 725

Mulch						Section 727

CONSTRUCTION REQUIREMENTS

618-3.01	SOIL PREPARATION.  Clear all areas to be seeded of stones 100 mm in diameter and larger and of all weeds, plant growth, sticks, stumps and other debris or irregularities that might interfere with the seeding operation, growth of grass, or subsequent maintenance of the grass-covered areas.

Make areas to be seeded reasonably free of ruts, holes, and humps.

When specified, apply topsoil according to Section 620, Topsoil.

Roughen the surface slightly by means of dozer-tracking or other approved method.

618-3.02	SEEDING SEASONS.  Seed and fertilize during the local growing season.

Do no seed during windy conditions or when climatic conditions or ground conditions would hinder placement or proper growth.

618-3.03	APPLICATION.  Apply seed mix at the rate contained in Table 618-1.

TABLE 618-1

| Seed Mix | Component | Ingredients | Application Rate (per ha) |
| --- | --- | --- | --- |
| Type A | Seed | Slender Wheatgrass (Wainwright) Red Fescue (Arctared) Annual Ryegrass (Lolium) | 24.5 kg 19.5 kg 5.0 kg Total = 49.0 kg |
|  | Fertilizer | 20-20-10 | 400-500 kg |

The Contractor shall not remove the required tags from the seed bags.

Upon the Engineer’s approval, Nortran Tufted Hairgrass may be used as a substitute for Slender Wheatgrass (Wainwright) if Slender Wheatgrass (Wainwright) is commercially unavailable.  If this substitution is made, apply at the same application rate.

Apply hydro matting at the rate specified in the Special Provision 619, Soil Stabilization.

Use any of the following methods:

1.	Hydraulic Method.

a.	Furnish and place a slurry made of seed, fertilizer, water, and other components as required by the Special Provisions.

b.	Use hydraulic seeding equipment that will maintain a continuous agitation and apply a homogeneous mixture through a spray nozzle. The pump must produce enough pressure to maintain a continuous, nonfluctuating spray that will reach the extremities of the seeding area with the pump unit located on the roadbed. Provide enough hose to reach areas not practical to seed from the nozzle unit situated on the roadbed.

c.	If mulch material is required, it may be added to the water slurry in the hydraulic seeder after adding the proportionate amounts of seed and fertilizer. Add seed to the slurry mixture no more than 30 minutes before application.

d.	Mix the slurry and apply it evenly.

2.	Dry Methods.

a.	Use mechanical spreaders, seed drills, landscape seeders, aircraft, cultipacker seeders, fertilizer spreaders, or other approved mechanical spreading equipment when seed and fertilizer are to be applied in dry form.

b.	Spread fertilizer separately at the specified rate.

618-3.04	PLANT ESTABLISHMENT AND MAINTENANCE.  Protect seeded areas against traffic and erosion.

Promptly repair surfaces that are gullied or otherwise damaged following seeding by regrading, reseeding, and remulching as needed.

Water and maintain seeded areas in a satisfactory condition until final inspection and acceptance of the work.  Use equipment that can water all seeded areas without damaging the seed bed.

Reseed any areas not showing evidence of satisfactory growth within 3 weeks of seeding.

618-4.01	METHOD OF MEASUREMENT.

Seeding by the hectare. By the area of ground surface acceptably seeded and maintained. Seed, water, and fertilizer are subsidiary.

Seeding by the kilogram. By the weight of seed (dry measure) acceptably placed and maintained. The amount of fertilizer, mulch and water for application used in this work, including required reseeding will be subsidiary to this item and will not be measured separately for payment.  Any other work required will be measured separately.

Water for seeding.  Water used in the maintenance of seeded areas will be measured by the kiloliter, using calibrated tanks or distributors, accurate water meters, or by weighing. The conversion factor of 1 kilogram per liter will be used to convert weight to volume.

Hydro matting will be measured and paid for under Section 619, Soil Stabilization.

618-5.01	BASIS OF PAYMENT.  At the contract unit price per unit of measurement for the pay items listed below that appear on the bid schedule.  Fertilizer, mulch and water for application, including required reseeding, will not be paid for directly, but will subsidiary to seeding.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 618(2) Seeding | Kilogram |
| 618(3) Water for Seeding | Kiloliter |

# SECTION 619

# Soil stabilization

Special Provisions

619-1.01	DESCRIPTION.  Add the following: This work also includes the furnishing, application and maintenance of hydraulically applied soil stabilization matting.

619-2.01	MATERIALS.  Add the following to the first paragraph:

Hydro Matting			727-2.04

Add the following: Hydraulically applied soil stabilization matting shall contain the seed and fertilizer specified in Section 618, Seeding.  The fiber and adhesive mix shall be applied at the rate of 3,360 kg/ha or in accordance with the manufacturer's written recommendations and application guidelines.  Hydro matting locations are identified on the Plans.  Stabilize these slopes as the faces are exposed, as practical, in accordance with the NPDES Storm Water Pollution Prevention Plan.

Slopes with lateral seeps shall be stabilized or drained by one or more alternate means prior to hydro matting.  These may include rock lined channels, rock buttresses, fin drains, roll mating, and interception ditches.

619-3.03	MAINTENANCE AND REPAIR. Add the following:  Hydraulically applied soil stabilization matting shall be maintained and repaired in accordance with the manufacturer's written recommendations and Subsection 618-3.04, Plant & Establishment and Maintenance, or as directed by the Engineer.

619-4.01	METHOD OF MEASUREMENT. Add the following: The unit price for Item 619(3), Hydro Matting, shall include seed and fertilizer at application rates specified in Section 618, Seeding.  Hydro Matting shall be by the square meter measured on the slope of the ground surface.

619-5.01	BASIS OF PAYMENT. Add the following: There shall be no adjustment to price in the event that weather, soil conditions or other conditions preclude the use of hydro matting.  (6/30/97)R223M

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 619(3) Hydro Matting | Square Meter |

# SECTION 620

# TOPSOIL

Special Provisions

620-2.01	MATERIALS. Delete this Subsection in its entirety and substitute the following: Topsoil shall conform to the requirements of Section 726, Topsoil.

620-4.01	METHOD OF MEASUREMENT. Add the following: Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1), Topsoil. (9/11/96)R53

# SECTION 633

# GEOTEXTILE FOR SEDIMENT CONTROL

Special Provisions

633-2.01	MATERIALS.  Add the following:  The silt fence support framework shall be finished 50 mm x 50 mm wood, 75 mm diameter wood, #6 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

633-5.01 BASIS OF PAYMENT. Delete this subsection in its entirety and replace with the following:

Silt Fence will not be paid for directly, but will be paid for under item 641(2), Temporary Erosion and Pollution Control.

Delete this Section in its entirety and replace with the following:

# SECTION 639

# DRIVEWAYS

Special Provisions

639-1.01	DESCRIPTION. Construct approaches, residential or commercial driveways at the locations shown in the Plans.  By definition, all public and private points of access to the Glenn Highway are considered approaches except the following:

| - Cascade Maintenance Station | - Matanuska Pullout |
| --- | --- |
| - Victory Road (“VR” Line) | - Trailhead (“TH” Line) |
| - Material Site/Matanuska River (“MR” Line) | - Nova (“NA” Line) |

639-2.01	MATERIALS. Use materials that conform to the standards for the main roadway.

639-3.01	CONSTRUCTION. Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01	METHOD OF MEASUREMENT. By the number of driveways and approaches constructed as shown on the Plans or as directed.  Excavation required beyond the limits of the adjacent mainline will be subsidiary.

639-5.01	BASIS OF PAYMENT.  At the contract unit price shown in the bid schedule. The contract unit price for driveways and approaches shall be full compensation for furnishing all equipment and labor necessary to complete the work as specified.

Materials required to construct driveways and approaches will be paid for separately under the respective items listed in the bid schedule.

Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 items. (05/09/02)R58M98

Payment will be made under:

| # Pay Item | # Pay Unit |
| --- | --- |
| 639(6) Approach | Each |

# SECTION 640

# MOBILIZATION AND DEMOBILIZATION

Standard Modification

640-1.01	DESCRIPTION.  Add the following:

6.	Comply with the Alaska Department of Labor and Workforce Development (DOLWD) requirements for Worker Meals and Lodging, or Per Diem; as described in their July 25, 2005 memo WHPL #197 (A2) and the State Laborer’s and Mechanic’s Minimum Rates of Pay (current issue).

Ensure subcontractors comply with the DOLWD requirements.

Ensure facilities meet the Alaska Administrative Code 8 AAC 61.1010 and 8 AAC 61.1040 Occupational Safety and Health Standards, 18 AAC 31 Alaska Food Code, and U. S. Code of Federal Regulations 29 CFR Section 1910.142 Temporary Labor Camps.

Do not consider the cost of Meals and Lodging, or Per Diem in setting wages for the worker or in meeting wage requirements under AS 23.10.065 or AS 36.05.

640-2.01	METHOD OF MEASUREMENT.  Delete the numbered paragraph 3 and substitute the following:

3.	The remaining balance of the amount bid for Mobilization and Demobilization will be paid after all submittals required under the Contract are received and approved.

Add the following:

4.	Progress payments for Worker Meals and Lodging, or Per Diem will be computed as equivalent to the percentage, rounded to the nearest whole percent, of the original contract amount earned.

(06/25/99)M77

640-5.01	BASIS OF PAYMENT.  Add the following pay item:

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 640(4) Worker Meals and Lodging, or Per Diem | Lump Sum |

E27(1/01/06)

Standard Modification

Delete Section 641 in its entirety and substitute the following:

# SECTION 641

# EROSION, SEDIMENT, AND POLLUTION CONTROL

641-1.01	DESCRIPTION. Plan, provide, inspect, and maintain control of erosion, sedimentation, water pollution, and hazardous materials contamination.

    - DEFINITIONS.

- BMP (Best Management Practices). A wide range of project management practices, schedules, activities, or prohibition of practices, that when used alone or in combination, prevent or reduce erosion, sedimentation, and/or pollution of adjacent water bodies and wetlands. BMPs include temporary or permanent structural and non-structural devices and practices. The Department describes common BMPs in its Alaska Storm Water Pollution Prevention Plan Guide.

- ESCP (Erosion and Sediment Control Plan). The general plan for control of project-related erosion and sedimentation. The ESCP normally consists of a general narrative and a map or site plan. It is developed by the Department and included in the project plans and specifications. It serves as a resource for bid estimation and a framework from which the Contractor develops the project SWPPP.

- Final Stabilization. A point in time when all ground-disturbing activities are complete and permanent erosion and sediment controls are established and functional. The stabilized site is protected from erosive forces of raindrop impact and water flow. Typically, all unpaved areas except graveled shoulders, crushed aggregate base course, or other areas not covered by permanent structures are protected by either a uniform blanket of perennial vegetation (at least 70 percent cover density) or equivalent permanent stabilization measures such as riprap, gabions, or geotextiles.

- HMCP (Hazardous Material Control Plan). The Contractor's detailed plan for prevention of pollution that stems from the use, containment, cleanup, and disposal of hazardous material, including petroleum products generated by construction activities and equipment.

- NOI. Notice of Intent to commence ground-disturbing activities under the NPDES General Permit. Use EPA Form 3510-9.

- NOT. Notice of Termination of coverage under the NPDES General Permit. Use EPA Form 3510-13.

- NPDES General Permit. The Storm Water General Permit for Large and Small Construction Activities, issued by the Environmental Protection Agency (EPA) under the National Pollutant Discharge Elimination System (NPDES). It requires an approved SWPPP and NOIs listed as active status by the EPA prior to ground-disturbing activities for the project.

- SPCC Plan (Spill Prevention, Control and Countermeasure). The Contractor’s detailed plan for oil spill prevention and control measures that meets the requirements of 40 CFR 112.

- SWPPP (Storm Water Pollution Prevention Plan). The Contractor’s plan for erosion and sediment control and storm water management under the NPDES General Permit. The SWPPP is developed by the Contractor and describes site-specific controls and management of issues identified for the project. The approved SWPPP replaces the ESCP.

641-1.03	SUBMITTALS. For all projects that disturb one acre (0.4 hectares) or more of ground submit three copies each of your SWPPP and HMCP to the Engineer for approval. Submit one copy of your SPCC Plan (if required under Subsection 641-2.03) to the Engineer. Sign all submittals. Deliver these documents to the Engineer no less than five calendar days prior to the preconstruction conference.

The Department will review the SWPPP and HMCP submittals within 14 calendar days. Submittals will be returned to you as either requiring modification, or as approved by the Department. The approved SWPPP must contain a certification, and be signed by you according to the Standard Permit Conditions of the NPDES General Permit, Part 8, Appendix G. You must receive an approved SWPPP before you submit your NOI.

For projects that disturb five acres or more of ground, submit a copy of your approved and signed SWPPP, with the required permit fee to the Alaska Department of Environmental Conservation (ADEC) Storm Water Coordinator. Transmit proof of this submission to the Engineer.

Submit your signed NOI to EPA (electronic submission may be available). Submit copies of your signed NOI to the Engineer and to ADEC. Transmit proof of your ADEC submission to the Engineer. The Department will transmit the Department’s NOI to the EPA. Allow adequate time for state and federal processing, prior to commencing ground-disturbing activities.

The active status NOIs, approved SWPPP, approved HMCP, and submitted SPCC Plan (when required) become the basis of the work required for the project’s erosion, sediment, and pollution control.

When the Project is stabilized, as determined by the Engineer, submit your signed NOT to EPA with a copy to the Engineer. The Department will transmit the Department’s NOT to the EPA.

641-2.01	STORM WATER POLLUTION PREVENTION PLAN (SWPPP) REQUIREMENTS. For projects that disturb one acre or more of ground, you must prepare a Storm Water Pollution Prevention Plan. Use the Department's ESCP to develop a SWPPP based on your scheduling, equipment, and use of alternative BMPs. Follow the format presented in the Alaska Storm Water Pollution Prevention Plan Guide, June 1, 2004. The plan must consider first preventing erosion, then minimizing erosion, and finally trapping sediment before it enters waterways.

The plan must address your site-specific controls and management plan for the construction site as well as for all material sites, waste disposal sites, haul roads, and other affected areas, public or private. The plan must also incorporate all the requirements of the project permits.

Specify the line of authority and designate your field representative for implementing SWPPP compliance.  Designate one representative for each subcontractor who performs earth disturbing activities or who install and maintain erosion and sediment control measures.

641-2.02	HAZARDOUS MATERIAL CONTROL PLAN (HMCP) REQUIREMENTS. Prepare a HMCP for the handling, storage, cleanup, and disposal of petroleum products and other hazardous substances. (See 40 CFR 117 and 302 for listing of hazardous materials.)

List and give the location of all hazardous materials, including office materials, to be used and/or stored on site, and their estimated quantities. Detail your plan for storing these materials as well as disposing of waste petroleum products and other hazardous materials generated by the project.

Identify the locations where storage, fueling and maintenance activities will take place, describe the maintenance activities, and list all controls to prevent the accidental spillage of oil, petroleum products and other hazardous materials.

Detail your procedures for containment and cleanup of hazardous substances, including a list of the types and quantities of equipment and materials available on site to be used.

Detail your plan for the prevention, containment, cleanup, and disposal of soil and water contaminated by accidental spills. Detail your plan for dealing with unexpected contaminated soil and water encountered during construction.

Specify the line of authority and designate your field representative for spill response and one representative for each subcontractor.

641-2.03	SPILL PREVENTION, CONTROL AND COUNTERMEASURE (SPCC) PLAN

REQUIREMENTS. Prepare and implement a SPCC Plan that is certified by a licensed Professional Engineer, when required by 40 CFR 112, including:

  - When oil spills may reach navigable waters; and

  - Your total above ground oil storage capacity is greater than 1,320 gallons.

Comply with 40 CFR 112 and address the following issues in your SPCC Plan:

  - Operating procedures that prevent oil spills;

  - Control measures installed to prevent a spill from reaching navigable waters; and

  - Countermeasures to contain, clean up, and mitigate the effects of an oil spill.

641-3.01	CONSTRUCTION REQUIREMENTS. Do not begin ground-disturbing work until after the EPA has acknowledged receipt of your NOI and the Department’s NOI, and has listed them as active status.

The EPA will post the status of the NOIs on the EPA website.

Post at the construction site:

- NPDES Permit number, if available, and a copy of the NOI,

- Name and phone number of your local contact person, and

- Location of a SWPPP available for viewing by the public.

Comply with all requirements of the approved HMCP, the submitted SPCC Plan, and all state and federal regulations that pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances. Contain, clean up, and dispose of all discharges of petroleum products and/or other materials hazardous to the land, air, water, and organic life forms. Perform all fueling operations in a safe and environmentally responsible manner. Comply with the requirements of 18 AAC 75 and AS 46, Oil and Hazardous Substances Pollution Control. Report oil spills as required by federal, state and local law, and as described in your SPCC Plan.

Comply with all requirements of the NPDES General Permit, implement all temporary and permanent erosion and sediment control measures identified in the SWPPP, and ensure that the SWPPP remains current. Maintain all temporary and permanent erosion and sediment control measures in effective operating condition.

Perform inspections and prepare inspection reports in compliance with the project SWPPP and the NPDES General Permit.

1. Joint Inspections. Prior to start of construction, conduct a joint on-site inspection with the Engineer and the Contractor’s field representative to discuss the implementation of the SWPPP.

Conduct the following additional joint on-site inspections with the Engineer:

a.	During construction, inspect the following at least once every seven days and within 24 hours of the end of a storm exceeding 1/2 inch in 24 hours (as recorded at or near the project site):

(1)	Disturbed areas that have not been finally stabilized

(2)	Areas used for storage of erodible materials that are exposed to precipitation

(3)	Sediment and erosion control measures

(4)	Locations where vehicles enter or exit the site

b.	Prior to winter shutdown, to ensure that the site has been adequately stabilized and devices are functional.

c.	At project completion, to ensure final stabilization of the project.

2. Winter Inspections. During winter shutdown, conduct inspections at least once every month and within 24 hours of a storm resulting in rainfall of 1/2 inch or greater. The Engineer may waive monthly inspection requirements until one month before thawing conditions are expected to result in a discharge, if all of the following requirements are met:

a.	Below-freezing conditions are anticipated to continue for more than one month.

b.	Land disturbance activities have been suspended.

c.	The beginning and ending dates of the waiver period are documented in the SWPPP.

3. Inspection Reports. Prepare and submit, within three working days of each inspection, a report on state Form 25D-100, with the following information:

a.	A summary of the scope of the inspection

b.	Name(s) of personnel making the inspection

c.	The date of the inspection

d.	Observations relating to the implementation of the SWPPP

e.	Any actions taken as the result of the inspection

f.	Incidents of non-compliance

Where a report does not identify any incidents of non-compliance, certify that the facility is in compliance with the SWPPP and NPDES General Permit. You and the Engineer will sign the report according to the Standard Permit Conditions of the NPDES General Permit, Part 8, Appendix G.  Include all reports as an appendix to the SWPPP.

Retain copies of the SWPPP, and all other records required by the NPDES General Permit, for at least three years from the date of final stabilization.

If unanticipated or emergency conditions threaten water quality, take immediate suitable action to preclude erosion and pollution.

Submit amendments to the SWPPP to correct problems identified as a result of any:

1.	Storm or other circumstance that threatens water quality, and

2.	Inspection that identifies existing or potential problems.

Submit SWPPP amendments to the Engineer within seven days following the storm or inspection. Detail additional emergency measures required and taken, to include additional or modified measures. If modifications to existing measures are necessary, complete implementation within seven days.

Stabilize all areas disturbed after the seeding deadline within seven days of the temporary or permanent cessation of ground-disturbing activities.

Submit a signed NOT to EPA and the Engineer:

1.	When the project site (including all material sources, disposal sites, etc.) has been finally stabilized and all storm water discharges from construction activities authorized by this permit have ceased, or

2.	When the construction activity operator (as defined in the NPDES General Permit) has changed.

If you fail to coordinate temporary or permanent stabilization measures with the earthwork operations in a manner to effectively control erosion and prevent water pollution, the Engineer may suspend your earthwork operations and withhold monies due on current estimates for such earthwork items until all aspects of the work are coordinated in a satisfactory manner.

If you fail to:

1.	Pursue work required by the approved SWPPP,

2.	Respond to inspection recommendations and/or deficiencies in the SWPPP, or

3.	Implement erosion and sedimentation controls identified by the Engineer, the Engineer may, after giving you written notice, proceed to perform such work and deduct the cost thereof, including project engineering costs, from your progress payments.

641-4.01	METHOD OF MEASUREMENT. Section 109 and as follows:

Items 641(2) and (4) will be measured as specified in the contract or directive authorizing the work.

641-5.01	BASIS OF PAYMENT. The Bid Schedule will include either items 641(1) and (2) or items 641(1), (3), and (4).

1.	Item 641(1) Erosion and Pollution Control Administration. At the contract lump sum price for administration of all work under this section. Includes, but is not limited to, plan preparation, plan amendments and updates, inspections, monitoring, reporting, and record keeping.

2.	Item 641(2) Temporary Erosion and Pollution Control. At the prices specified in the contract to install and maintain temporary erosion, sedimentation, and pollution control measures.

3.	Item 641(3) Temporary Erosion and Pollution Control. At the lump sum price shown on the bid schedule to install and maintain all temporary erosion, sedimentation, and pollution control measures under the original approved SWPPP and HMCP.

4.	Item 641(4) Temporary Erosion and Pollution Control Amendments. At the prices specified in the directive for extra, additional, or unanticipated work to install and maintain temporary erosion, sedimentation, and pollution control measures. All work paid under this item will be shown as amendments to the original approved SWPPP or HMCP.

Temporary erosion and pollution control measures that are required at Contractor-furnished sites are subsidiary.

Perform temporary erosion and pollution control measures that are required due to your negligence, carelessness, or failure to install permanent controls as a part of the work as scheduled or ordered by the Engineer, or for your convenience, at your own expense.

Permanent erosion and pollution control measures will be measured and paid for under other contract items, when shown on the bid schedule.

Payment will be made under:

| # Pay Item | # Pay Unit |
| --- | --- |
| 641(1) Erosion and Pollution Control Administration | Lump Sum |
| 641(2) Temporary Erosion and Pollution Control | Contingent Sum |
| 641(3) Temporary Erosion and Pollution Control | Lump Sum |
| 641(4) Temporary Erosion and Pollution Control Amendments | Contingent Sum |

(02/05/04)M111

# SECTION 642

# CONSTRUCTION SURVEYING AND MONUMENTS

Standard Modification

642-2.01	MATERIALS.  Add the following:

Digital Measuring Instrument:  Nu-metrics, Nitestar DMI (www.nu-metrics.com)

642-3.01	GENERAL.  Add the following:

11.	Document the stationing of the beginning and ending of existing passing zones before work that will remove or obliterate the existing striping.  Measure, as outlined below, sight distance for passing zones after the base course layer or pavement milling has been accepted.  Use Table 642-1 to establish Minimum Passing Sight Distance.  Move forward alongside the centerline or edge of traveled way in order to spot check and discover locations where the Minimum Passing Sight Distance drops below what is required for 15 km/hr over the posted speed limit.  Record the sight distance for each station location that falls below the posted speed limit plus 15 km/hr.  Continue to record the sight distance for each station location until the sight distance drops below what is required for the posted speed limit.  Stations observed to exceed the values required for posted speed limit plus 15 km/hr should be marked as “Pass” or “+”.  Stations observed to fall below the values required for the posted speed limit should be marked as “Fail” or “-”.

Measure from the roadway edge of traveled way, using a 1080 mm object height (or “instrument height”) at each station (1 station = 30 m) looking ahead to a 1080 mm target height at the edge of traveled way for opposing traffic.  Provide a list of each station result for each direction of travel along the roadway edge of traveled way.  Certify and record the results on standard “letter” sized paper and provide 2 copies to the Engineer at least two weeks before laying out final pavement markings.

The Engineer will forward one copy of the existing and proposed sight distance measurements on the form provided herein, to the Regional Traffic Engineer.  Table 642-1 does not automatically ensure passing striping will be provided.  The Regional Traffic Engineer’s office will take up to two weeks to review and approve pass/no pass striping against operating speeds for the roadway before installation, using Table 642-1 and the Alaska Traffic Manual as a guide.  No pass striping zones shall be at least 155 m in length.  Passing striping shall be long enough to meet the distances in Table 642-1.  Passing striping will not extend into a segment of road without minimum sight distance.  (3/22/06)R61USC04

# TABLE 642-1

# PASSING SIGHT DISTANCE

| Operating Speed (km/h) | Minimum Passing Sight Distance (m) |
| --- | --- |
| 40 | 140 |
| 50 | 160 |
| 60 | 180 |
| 70 | 210 |
| 80 | 245 |
| 90 | 280 |
| 100 | 320 |
| 110 | 355 |
| 120 | 395 |

# Passing Sight Distance Survey Table

ROAD NAME:___________________________________________________

Stationing 	FROM:______________________________	DATE:_____________

TO:	_________________________________	Surveyor:____________________

| Project Station | Posted Speed Limit | Direction of Travel | Sight Distance Ahead | Remarks |
| --- | --- | --- | --- | --- |

Other Notes:

1.

2.

3.

Accepted By: _____________________________________________Date:    ______________

DOT/PF Project Engineer

Passing Sight Distance

Review Checked By:______________________________________Date:    ______________		 DOT/PF Regional Traffic Engineer

642-3.02	CROSS-SECTION SURVEYS.  Under the heading “The following shall be required of you:” delete item 1, and substitute the following:

- Field Books (level, Cross-Section, Slope Stake, etc.).  Hardbound “Rite-in-the-Rain” or similar weather resistant books.  Field books become the property of the Department upon completion of the work. (3/31/00)R252M98

642-4.01	METHOD OF MEASUREMENT.  Add the following:

Item 642(16) Passing Sight Distance Measurement.  By the number of stations, (1 station = 30 m) on the project measured separately along centerline, once for each direction, only after the certified and recorded results have been accepted by the Engineer. (3/22/06)R61USC04

642-5.01	BASIS OF PAYMENT.  Add the following:  Field locating and staking ROW encroachments not show in the Plans shall be paid for under Item 642(3), Three Person Survey Party.

Add the following pay item:

| Pay Item | Pay Unit |
| --- | --- |
| 642(16) Passing Sight Distance Measurement | Station |

(3/22/06)R61USC04

# SECTION 643

# TRAFFIC MAINTENANCE

Special Provision

643-1.01	DESCRIPTION.  Add the following:  This work also consists of installing and maintaining the number of portable toilets shown in the Bid Schedule.  Place two (2) portable toilets at each road closure location for the duration of the project or as directed by the Engineer to allow the traveling public rest room facilities during periods of traffic delay.

Standard Modification

643-1.01	DESCRIPTION.

Add the following as a third paragraph:

Illuminate construction activities listed in Table 643-2 during hours of night work on roads open to the public within the project limits.

643-1.02	DEFINITIONS.  Add the following paragraphs after paragraph titled “Construction Phasing Plan”:

Balloon Light:  Light surrounding by a balloon-like enclosure kept inflated by pressurized air or helium, and producing uniform light through 360 horizontal degrees.  The top half of the balloon enclosure shall be constructed of an opaque material.

Night Work: Work occurring between sunset and sunrise on all days except “No Lighting Required” period shown in the table below:

| Latitude | No Lighting Required |  | Nearby |
| --- | --- | --- | --- |
| (degrees) | Start | End | Cities |
| < 61 | Lighting Required All Year |  | Everything S of Hope |
| 61 | June 11 | July 1 | Anchorage, Valdez, Girdwood |
| 62 | June 2 | July 13 | Wasilla, Palmer, Glennallen, Talkeetna |
| 63 | May 27 | July 17 | Cantwell, Paxson, McGrath |
| 64 | May 22 | July 21 | Delta Junction, Nome, Tok |
| 65 | May 18 | July 25 | Fairbanks |
| 66 | May 14 | July 29 | Circle City |
| 67 | May 10 | August 2 | Coldfoot, Kotzebue |
| 68 | May 7 | August 6 | Galbraith Lake |
| 69 | May 3 | August 9 | Happy Valley |
| 70 | April 30 | August 12 | Deadhorse |
| 71 | April 27 | August 15 | Barrow |
| 72 | April 24 | August 19 |  |

Special Provision

643-1.03	TRAFFIC CONTROL PLAN.

Replace the last paragraph with the following:  A waiver may be requested of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project in writing.  Newly constructed Bridge No. 547 shall be excluded from a waiver request and limited to legal size and weight restrictions of 17 AAC 25.  If the waiver is approved, movements of oversize and overweight vehicles in or near traffic within the project limits will be done according to the provisions of an approved Traffic Control Plan.  Maintain a minimum 3.6 meter lateral separation between the nonstreet legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations.

Standard Modification

643–1.04	WORKSITE TRAFFIC SUPERVISOR.  Item 1. Qualifications, delete the last paragraph and replace it with the following:

Renew certification no less frequently than every 4 years, and be able to show their certification anytime they are on the project.

Delete item 2.b. and replace it with the following:

b.	Physically inspect the condition and position of all traffic control devices used on the project at least once each day and once each night. Ensure that traffic control devices work properly, are clean and visible, and conform to the approved TCP. Complete and sign a detailed written report of each inspection on the form provided by the Engineer within 24 hours.

Delete item 2.h. and replace it with the following:

h.	Certify that all flaggers are certified as required by Subsection 643-3.04.4. Submit a copy of all flagger certifications to the Engineer. (01/01/06)M120

Special Provision

Add the following to Item 2. Duties:

i.	Supervise lighting of Night Work.

Standard Modification

643-2.01	MATERIALS.  Delete this Subsection in its entirety and substitute the following: Provide traffic control devices conforming to the following requirements:

1.	Signs. Use signs, including sign supports that conform to Section 615, the ATM and ASDS.

a.	Construction Signs: Use regulatory, guide, or construction warning signs designated in the ASDS.

b.	Permanent Construction Signs: As designated on the Plans or on an approved TCP.

c.	Special Construction Signs: All other signs are Special Construction Signs. Clearly and neatly mark the size of each sign on the back in 75-mm black numerals.

2.	Portable Sign Supports. Use wind-resistant sign supports with no external ballasting. Use sign supports that can vertically support a 1.2 m x 1.2 m traffic control sign at the height above the adjacent roadway surface required by the ATM.

3.	Barricades and Vertical Panels. Use barricades and vertical panel supports that conform to the ATM. Use Type III Barricades at least 2.4 m long. Use reflective sheeting that meets AASHTO M 268 Type II or III.

4.	Portable Concrete Barriers. Use portable concrete barriers that conform to the Plans. For each direction of traffic, equip barriers with at least two side-mounted retroreflective reflectors or a continuous longitudinal stripe of preformed retroreflective pavement marking tape mounted 150 mm below the top of each barrier section. Use yellow reflectors or tape if you use barriers at centerline. Use white reflectors or tape if you use barriers on the roadway shoulder.

5.	Warning Lights. Use Type A (low intensity flashing), Type B (high intensity flashing) or Type C (steady burn) warning lights that conform to the ATM.

6.	Drums. Use plastic drums that conform to the requirements of the ATM. Use reflective sheeting that meets AASHTO M 268 Type II or III.

7.	Traffic Cones and Tubular Markers. Use reflectorized traffic cones and tubular markers that conform to the requirements of the ATM. Use traffic cones and tubular markers at least 710 mm high. Use reflective sheeting that meets AASHTO M 268 Type II or III.

8.	Interim Pavement Markings. Apply markings according to Section 670 and the manufacturer's recommendations. Use either:

a.	Paint conforming to Subsection 708-2.03 with glass beads conforming to Subsection 712-2.08,

b.	Preformed marking tape (removable or non-removable) conforming to Subsection 712-2.14, or

c.	Temporary raised pavement markers conforming to Subsection 712-2.15 or 712-2.16, as appropriate.

9.	High-Level Warning Devices. Use high-level warning devices that conform to the ATM.

10.	Temporary Crash Cushions. Use approved temporary crash cushions conforming to the ATM. Use reflective sheeting that meets AASHTO M 268 Type II or III. Do not use permanent crash cushions as temporary crash cushions. Use sand or water filled crash cushions only when the forecasted temperature during their use is above 5oC.

11.	Sequential Arrow Panels. Use Type A (610 x 1220 mm), Type B (762 x 1524 mm) or Type C (1220 X 2438 mm) panels that conform to the ATM.

12.	Portable Changeable Message Board Signs. Use truck or trailer mounted portable changeable message board signs with a self contained power supply for the sign and with the following features:

- Message sign panel large enough to display 3 lines of 457 mm high characters.

- Ten character display per message line.

- Fully programmable message module.

- Remote control Cellular, Wireless RF, Landline.

- A waterproof, lockable cover for the controller keyboard.

- Capacity for electric/hydraulic sign raising or lowering.

- Radar over speed detection.

- Variable flash and sequence rates.

- LED display, using ITE Amber/Yellow.

- The capacity for a minimum of 150 Pre Programmed messages.

- Operate with a battery pack a minimum of 55 hours under full load.

13.	Plastic Safety Fence. Use 1.2-m high construction orange fence manufactured by one of the following companies, or an approved equal:

a.	“Safety Fence” by Services and Materials Company, Inc., 2200 South “J” Street, Elwood, Indiana, 46036. Phone (800) 428-8185.

b.	“Flexible Safety Fencing” by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706. Phone (800) 648-7974.

c.	“Warning Barrier Fence” by Plastic Safety Systems, Inc. P.O. Box 20140, Cleveland, Ohio, 44120. Phone (800) 662-6338.

14.	Temporary Sidewalk Surfacing. Provide temporary sidewalk surfacing as required by an approved TCP and the following:

a.	Use plywood at least 12 mm thick for areas continuously supported by subgrade. Use plywood at least 25 mm thick for areas that are not continuously supported.

b.	Do not use unsupported 25-mm plywood longer than 750 mm.

c.	Use plywood with regular surfaces. Do not overlap plywood joints higher than 25 mm.

d.	Use a method that will withstand 40 km/h wind velocities to hold temporary surfacing in place.

15.	Temporary Guardrail. Use temporary guardrail that meets Section 606, except that posts may require placement under special conditions, such as in frozen ground.

16.	Flagger Paddles. Use flagger paddles with 600 mm wide by 600 mm high sign panels, 200 mm Series C lettering (see ASDS for definition of Series C), and otherwise conform to the ATM. Use reflective sheeting that meets AASHTO M 268 Type VIII or IX.  Use background colors of fluorescent orange on one side and red on the other side (03/15/06)E29.

Add the following:

17.	Flexible Markers.  Refer to Subsection 606-2.01 Materials.  (09/10/02)R222M98

Standard Modifications

Add the following Subsection:

643-2.02	Crashworthiness.  Submit documentation, by the method indicated, that the following devices comply with the requirements of National Cooperative Highway Research Program (NCHRP) Report 350 (Test Level 3) on the given schedule.

| Work Zone Traffic Control Device Compliance with NCHRP 350 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Devices | Compliance Required for New Devices* | Full Compliance Required** | Method of Documentation |
| 1 | Cones, candles, drums w/o attachments, delineators | 10/1/98 | 1/1/02 | Manufacturer's Certification for devices exceeding height and weight limits |
| 2 | Barricades, portable sign supports, drums w/lights, other devices weighing less than 45 kg but not included in category 1. | 10/1/00 | 1/1/04 | FHWA approval letter |
| 3 | Truck mounted attenuators and portable crash cushions. | 10/1/98 | 1/1/02 | FHWA approval letter |
|  | Portable concrete barriers | 10/1/02 | 1/1/08 | FHWA approval letter |

*	All devices purchased after this date.

**	All devices used after this date.

Category 1 devices that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350, Test Level 3. This certification may be a one-page affidavit signed by the vendor.  Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.  No certification is required for devices within the weight and height limitations.

| Device | Composition | Weight | Height |
| --- | --- | --- | --- |
| Cones | Rubber | 9 kg | 920 mm |
|  | Plastic | 9 kg | 1220 mm |
| Candles | Rubber | 6 kg | 920 mm |
|  | Plastic | 6 kg | 920 mm |
| Drums | Hi Density Plastic | 35 kg | 920 mm |
|  | Lo Density Plastic | 35 kg | 920 mm |
| Delineators | Plastic or Fiberglass | N/A | 1220 mm |

Category 2 and listed category 3 devices may be documented by submitting an official letter from the Federal Highway Administration stating the device NCHRP 350, Test Level 3 requirements. FHWA acceptance letters for many devices may be found on the FHWA’s Work Zone Device web site: (http://www.fhwa.dot.gov/.) under FHWA Programs, Safety, NCHRP Report 350 – Roadside Hardware.

Submit documentation of compliance to the Engineer before using devices on the project. (01/01/06)M120

Special Provisions

643-3.01	GENERAL CONSTRUCTION REQUIREMENTS. Add the following:

Whenever construction activity encroaches onto the safe route in a traffic control zone, station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity. (01/29/02)R222M98

Maintain business accesses during flagging operations.

Standard Modification

643-3.01	GENERAL CONSTRUCTION REQUIREMENTS

Add the following:

Immediately notify the Engineer of a traffic related accident that occurs within the project limits as soon as becoming aware of the accident.  (03/15/06)E29

643-3.02	ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  In the fourth paragraph, third sentence, change “crossings” to “closures”.  (01/01/06)M120

Special Provisions

643-3.02	ROADWAY CHARACTERISTICS DURING CONSTRUCTION.

Add the following:  You may maintain traffic on a total of 3,000 meters (measured along the centerline) of unpaved surface at any one time prior to winter shutdown.

Delete the 3rd and 4th sentences of the third paragraph.

Standard Modification

643-3.04	TRAFFIC CONTROL DEVICES.

Item 4. Flagging, delete the sixth paragraph and replace it with the following:

Renew flagger training and certification no less frequently than every 4 years. Flaggers must be able to show their flagger certification anytime they are on the project.  (01/01/06)M120

In the sixth paragraph and also in Item 4.b., delete “ATTSA” and replace with “ATSSA.” (03/15/06)E29.

Special Provision

643-3.04	TRAFFIC CONTROL DEVICES.

Delete the first sentence of the eighth paragraph and substitute the following:  Items paid under this Section remain the Contractor’s property unless stated otherwise.

Add the following to Item 1. Embankments.: Close trenches and excavations at the end of each continuous work shift.

Add the following to Item 3. Fixed Objects.: Remove obstructions greater than 100 mm above the nominal foreslope grade at the end of each continuous work shift.

Special Provision

643-3.04	TRAFFIC CONTROL DEVICES.

Delete Item 6 and replace with the following:

6.	Street Sweeping.  Keep free of loose material paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where the Contractor’s operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

- Power Brooming.  Keep free of loose material paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where the Contractor’s operations have deposited loose material using a power broom that can eject them to the shoulder of the road.

Change Items 7 and 8 to 8 and 9, respectively.

Add the following:

10.	ET-2000 LET.  The price listed in the Traffic Control Rate Schedule will be full compensation for the purchase, installation, maintenance during construction, removal and salvaging the ET-2000 LET unit(s).  Deliver the salvaged unit(s) to the nearest DOT&PF Maintenance and Operations’ district office, or as directed by the Engineer.

11.	Portable Changeable Message Board.  The price listed in the bid schedule shall be full compensation for the purchase and maintenance during construction.  Deliver the units to the nearest DOT&PF Maintenance and Operations district office, or as directed by the Engineer.

643-3.05	AUTHORITY OF THE ENGINEER.  Replace the first sentence with the following:  When existing conditions adversely affect the public’s safety or convenience, the Contractor will receive an oral notice.  A written notice will follow the oral notice according to Subsection 105-1.01 Authority of the Engineer.

Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06	TRAFFIC PRICE ADJUSTMENT. Add the following:  Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-9,999 | $30 |
| 10,000+ | $40 |

643-3.08	CONSTRUCTION SEQUENCING. Delete the last sentence and substitute the following:

Full road closures for up to 6 hours will be allowed Sunday, Monday, Tuesday, Wednesday and Thursday evenings beginning at 12:01AM and ending 6:00AM for the entire project.  These 6 hour closures may be shifted one hour at the Engineer’s discretion.  All road closures are subject to the following conditions:

Unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic during the times listed below:

1.	Friday 1600 hours to 2200 hours,

Sunday 1200 hours to 2200 hours

2.	Around any holiday:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 1200 on the Friday before the holiday to 0300 on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply from 1200 on the Tuesday before the holiday to 0300 on the Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 1200 on the day before the holiday to 0300 on the Monday after the holiday.

Lane restrictions, if allowed shall be conducted so that no more than a 20 minute accumulated stopped delay, 40 vehicles, or 1/4 mile (1,320 feet) of traffic is detained, whichever occurs first, before releasing the detained motorists.  During paving operations a 30 minute stopped delay, 80 vehicles, or 1/2 mile (2,640 feet) of traffic detained, will be allowed for motorists except school buses.  If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

Prior to Winter Shutdown, surface the entire traveled roadway with temporary, existing, or permanent pavement and install all pavement markings, signs and roadway delineators by October 1 of each construction year.  If existing pavement has become damaged, the Contractor shall make repairs to the satisfaction of the Engineer.  Asphalt Treated Base Course in the final configuration may serve as a paved surface during winter shutdown.  Any temporary pavement will be subsidiary to 643(2) Traffic Maintenance.  Provide positive drainage away from the roadway prior to acceptance for winter shutdown.  Provide roadside safety protection measures in accordance with Traffic Control Devices for Roadsides drawing.  Traffic is not allowed to use detours during winter shutdown.

Several homes are located along the route.  Provide contact name and phone number for homeowners to call for escort to respective access points during closures.

Locate full roadway closures to facilitate the turning around of traffic.

Obtain the local school bus schedule and coordinate work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.

643-3.09	INTERIM PAVEMENT MARKINGS.  In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the last sentence in the last paragraph with the following:  Apply final pavement markings according to Subsection 670-3.01 CONSTRUCTION REQUIREMENTS of these Special Provisions.

Special Provision

Add the following new Subsection:

643-3.10	LIGHTING OF NIGHT WORK.  Illuminate the night work areas specified in Table 643-2 to the light levels specified.

Table 643-3 does not provide a comprehensive list of operations that require lighting.  Provide lighting for other operations when necessary.

Table 643-3
Night Work Illumination Level and Area of Coverage

| Type of Work/ Equipment | Lighting Configuration |
| --- | --- |
| Paving, Milling, Striping, Pavement Marking Removal, Rumble Strip Installation | At least 2 machine-mounted balloon lights with a cumulative wattage of at least 4000 watts. Provide additional lights or wattage if necessary to provide complete coverage. |
| Rolling, pavement sweeping | At least 4 sealed beam halogen lamps in the front and four in the back. Each should be at least 55 watts. |
| Flagging | Two balloon lights of at least 2000 watts each located within 30 feet of the normal flagger location. Locate one on the right side of the road beyond the flagger and the other on the left side of the road in front of the flagger. |
| Truck Crossings (meaning where haul vehicles cross or enter a road): | Two balloon lights of at least 2000 watts each, located on the main road, one on the far right side of the intersection, the other on the near left. Locate lights within 30 feet of the edges of the side street. If there is a flagger at the crossing, locate the lights to also meet the requirements for flagging. |
| 1) with roads with ADTs over 10,000 or |  |
| 2) that are controlled by portable signals or flaggers |  |

Use balloon lighting as the main light sources.  Do not use floodlights without prior approval by the Engineer.  When approved, install floodlighting in a manner that minimizes glare for motorists, workers, and residents living along the roadway.  Locate, aim, louver, and/or shield light sources to achieve this goal.

The Engineer shall be the sole judge of when glare is unacceptable, either for traffic or for adjoining residences.  When notified of unacceptable glare, modify the lighting system to eliminate it.

If the Contractor fails to meet required lighting equipment or provides lighting that creates unacceptable glare at any time, the Contractor shall cease the operations that requires illumination until the condition is corrected.

Lighting equipment shall be in good operating condition and in compliance with applicable OSHA, NEC, and NEMA codes.

Provide suitable brackets and hardware to mount lighting fixtures and generators on machines and equipment.  Design mountings so lights can be aimed and positioned as necessary to reduce glare.  Locate mounting brackets and fixtures so they don’t interfere with the equipment operator or overhead structures.  Connect fixtures securely in a manner that minimizes vibration.

Ensure ground, trailer, and equipment mounted light towers are sturdy and freestanding without the aid of guy wires.  Towers shall be capable of being moved to keep pace with the construction operation.  Position ground and trailer mounted towers and trailers to minimize the risk of being impacted by traffic on the roadway or by construction traffic or equipment.

Raise trailer or equipment mounted lights to maximum height, except do not exceed the clearance required for overhead objects such as trees, aerial utilities, or bridges.  Aim and adjust lights to provide the required light levels.  Provide uniform illumination on the hopper, auger, and screed areas of pavers.  Illuminate the operator’s controls on machines uniformly.

Furnish each side of nonstreet legal equipment with a minimum of 75 square inches high intensity retroreflective sheeting in each corner, so at least 150 square inches of sheeting is visible from each direction.  Provide red sheeting on the rear of the equipment and yellow sheeting elsewhere.

Existing street and highway lighting and conventional vehicle headlights do not eliminate the need for the Contractor to provide lighting meeting the requirements of Table 643-2.

Provide sufficient fuel, spare lamps, spare generators, and qualified personnel to ensure that required lights operate continuously during nighttime operations.  Ensure generators have fuel tanks of sufficient capacity to permit operation of the lighting system for a minimum of 12 hours.  In the event of failure of the lighting system, discontinue the operation until the required level and quality of illumination is restored.

Maintain a supply of at least 20 emergency flares for use in the event of emergency or unanticipated situations.  Comply with local noise ordinances.  (03/15/06)ES14

Provide NCHRP 350-compliant breakaway bases for post mounted electroliers located within the clear zone.

Standard Modification

Add the following new Subsection:

643-3.11	HIGH VISIBILITY CLOTHING. Ensure workers within project limits wear an outer visible surface or layer that complies with the following requirements:

1.	Tops.

Wear fluorescent vests or lime green, jackets, or coverall tops at all times.  Furnish each vest, jacket, or coverall top with at least one 360 degree horizontal retroreflective band around the torso; and two vertical retroreflective bands that begin at the horizontal band or lower in front, reach over the shoulder, and end at the horizontal band or lower in back.  Furnish each jacket and coverall top with two horizontal retroreflective bands on each sleeve; one above and one below the elbow.

2.	Bottoms.

Wear fluorescent red-orange or lime green pants or coverall bottoms during nighttime work (sunset to sunrise).  Worksite traffic supervisors, employees assigned to traffic control duties, and flaggers wear fluorescent orange-red pants or coverall bottoms at all times.  Furnish each pants or coverall bottom with two horizontal retroreflective bands on each leg.

3.	Raingear.

Raingear tops and bottoms, when worn as the outer visible surface or layer, shall conform to the requirements listed in this Subsection 643-3.11.

4.	Exceptions.

When workers are inside an enclosed compartment of a vehicle, they are not required to wear high visibility clothing.

5.	Standard.

High visibility garments shall conform to the requirements of ANSI/ISEA 107-2004, Class 2 for tops or Class E for bottoms, and Level 2 retroreflective material.

Retroreflective bands are made of material conforming to either:

a.	A 2-inch wide strip, fluorescent yellow-green color, made of retroreflective microprisms; or

b.	A 2-inch wide strip, silver color, made of retroreflective lenses bonded to a durable cloth backing; and on 2 long edges apply 1 inch wide strips, fluorescent yellow-green color, made of durable cloth material.  Total width of band is 4 inch.

6.	Labeling.

Garments shall be labeled according to Section 10.2 of ANSI/ISEA-107-2004; except garments may be labeled to conform to ANSI/ISEA 107-1999 until 1/1/08.

7.	Condition.

Furnish and maintain vests, jackets, coveralls, rain gear, hard hats, and other apparel in a neat, clean, and presentable condition. Maintain retroreflective material to Level 2 standards.  (3/15/06)E29

Special Provision

643-4.01	METHOD OF MEASUREMENT. Replace the second sentence of Item 2 with the following:  Special Construction Signs are measured by the total area of legend bearing sign panel, as determined under Subsection 615-4.01 and compensation for a 24-hour period shall be made under Construction Signs in the Traffic Control Rate Schedule.

Page 376, under item 6 “Interim Pavement Markings,” delete the second paragraph.

Add the following: No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  Work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

Delete item 7. Flagging and Pilot Car. and substitute the following:

7.	Flagging and Pilot Car.  Flagging shall be measured by the hour on a contingent sum basis.  Pilot cars shall be measured by the hour for the actual number of hours the Engineer has approved.  Transportation to and form the worksite is subsidiary.

Add the following:

15.	Portable Toilets.  By each unit supplied and accepted by the Engineer.  Maintaining the units is subsidiary.

Add the following:

Special Provision

643-5.01	BASIS OF PAYMENT. Add the following:  The Engineer will pay for Item 643(15), Flagging on a contingent sum basis at the rate of $38.00/hour.  The Engineer does not require a change order/directive for the flagging pay item.  Flagging associated with Change Order work will be paid at the prices according to Subsection 109-1.05 Compensation for Extra Work. (02/10/06)R222USC04

Add the following:  Payment for high visibility clothing for workers is subsidiary to other items. (03/15/06)E29.

Add the following:

16.	Work Zone Illumination.  Payment for work zone illumination is subsidiary to other items.  (03/15/06)ES14.

17.	High Visibility Clothing.  Payment for High Visibility Clothing for workers is subsidiary to other items.  (01/01/06)M120

Add the following:  The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

Delays resulting from incomplete, incorrect or inadequate calculations, plans, or installation procedures shall not be compensated for payment and an extension of the contract time shall not be permitted.

Payment for Item 643(32), Portable Toilets shall be full compensation for supplying and maintaining the units as long as they are required.

# TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $5.00 |
| Special Construction Sign | Square Meter | $215.00 |
| Type II Barricade | Each/Day | $3.00 |
| Type III Barricade | Each/Day | $10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $1.00 |
| Drums | Each/Day | $3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion / ET 2000 LET | Each | $3,00.00 |
| Pilot Car | Hour | $65.00 |
| Watering | Kiloliter | $5.25 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Meter | $2.25 |
| Temporary Sidewalk Surfacing | Square Meter | $12.50 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Meter | $4.00 |
| Temporary Guardrail | Meter | $70.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Meter Meter Meter Each | $0.90 $2.13 $0.24 $40.00 |

(01/29/02)R222M98

Delete Item 643(15) and substitute the following:

| Pay Item | Pay Unit |
| --- | --- |
| 643(15) Flagging | Contingent Sum |
| 643(32) Portable Toilets | Each |

# SECTION 644

# SERVICES TO BE FURNISHED BY THE CONTRACTOR

Special Provisions

644-2.01	FIELD OFFICE.  Delete this Subsection in its entirety and substitute the following:

Furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after issuance of the notice of project completion as defined in Subsection 105-1.15. The following office requirements shall be met:

1.	A minimum of 100 square meters of floor area. The office area shall be divided so that it contains an office room separated by a closable door. The office room shall have a minimum of 15 square meters of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of six (6) electrical outlets.

4.	A minimum of 9 square meters of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities and potable drinking water provided.

7.	Four (4) telephone service lines available at the office location.

8.	If a part of your building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within 1600 meters of the project.

10.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

11.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

12.	Provide one mobilization and one demobilization of the Engineer’s office equipment and furniture.

13.	Base station radio to communicate with vehicles (148-172 Hz band).

644-2.02	FIELD LABORATORY. Delete subitem g. on page 380 and substitute the following:

g.	1900 liter capacity tank with a pressure pump or a commercial pressurized system.

Add the following:

- Supply 240 volt, 60 hertz power, a 45 kilogram propane bottle, and a 1900 liter capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

- Provide one mobilization and one demobilization of the Engineer's laboratory equipment.

(9/28/00)R63M98

644-2.05	VEHICLES.  Delete the first sentence in the first paragraph and substitute the following:  Furnish and maintain the following 2005 model year or newer full-size four-wheel drive vehicle(s) for exclusive use of the Department throughout the project.

Number of Vehicles				Type

3					Full size ½ ton extended cab pickups

2	Full size ¾ ton crew cab pickups or full size sport-utility vehicles (GM Suburbans or Ford Excursions)

The vehicles listed above shall be equipped with the following:

- V-8 engines

- Automatic transmissions

- Power Steering

- Fire extinguisher

- Handymann style jack

- 4-way lug wrench

- Load range D tires in good condition with two load range D spare tires mounted on rims.

- Securely attached CB/two-way radio with external antenna with one frequency in the 148-172 Hz band.

- Yellow rotating beacons wired into the vehicle’s electrical system with a dash mounted switch easily accessible to the vehicle operator.

Provide attached, locking bed canopies for two of the pickups.  The Engineer shall determine which two vehicles will receive the bed canopies.

The Contractor is responsible for normal wear and tear, and any other incidental damage including broken windshields, occurring during the Department’s operation and use. The Department is responsible for damage to any vehicle caused by its own negligent operation. The Department will provide non-owned auto liability insurance providing third party liability coverage for any accident during the Department’s operation and use.  Two of these vehicles shall be allowed to travel to Anchorage.

644-3.01	METHOD OF MEASUREMENT.  Delete subparagraph “vehicles” and substitute the following:

Vehicle.  Per each vehicle provided. If a replacement vehicle is necessary, no additional measurement for payment will be made. (01/28/02)R245M98

Standard Modifications

644-4.01	BASIS OF PAYMENT.  In the last full paragraph, beginning with “Furnishing the following is subsidiary”, after “platform scales,” insert “scale operators.”  (06/25/99)M81

Special Provisions

Add the following: Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory. (9/28/00)R63M98

Delete Item 644(7), Vehicle and substitute the following:

| Pay Item | Pay Unit |
| --- | --- |
| 644(7) Vehicle | Each |

(2/11/00)R245M98

Add the following Section:

# SECTION 645

# TRAINING PROGRAM

Special Provision

645-1.01	DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01	Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  Enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j and 7.l, located in the "green pages" of this document.

645-3.01	General.  Determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless you can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided. Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to you where the apprentices/trainees are concurrently employed on the project and you do one or more of the following: contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by you, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by you and approved prior to contract award by the Alaska Department of Transportation and Public facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by you.  Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgment of you, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and you employ that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

Furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

Periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

Provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  You must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02	Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03	Subcontracts.  In the event you subcontracts a portion of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with you; compliance or non-compliance with these provisions rests with you and sanctions and/or damages, if any, shall be applied to you in accordance with Subsection 645-5.01, Basis of Payment.

645-4.01	Method of Measurement.  You will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this section prior to your submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01	Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at your discretion, graduates early and is employed as a journey worker in accordance with the provisions of Subsection 645-3.01, you shall receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds you may receive, unless such other funding sources specifically prohibit you from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to you if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where you have failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, you shall be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs. (10/29/91)S16

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 645(1) Training Program, 5 Trainees/Apprentices | Labor Hour |

# SECTION 646

# CPM SCHEDULING

Special Provision

646-2.01	SUBMITTAL OF SCHEDULE.  Delete this Subsection in its entirety and replace with the following:  Submit a detailed draft CPM schedule at the preconstruction conference for the Engineer’s approval.  The finalized CPM schedule must be completed and accepted prior to any work being done on the project site.

646-3.01	REQUIREMENTS AND USE OF SCHEDULE.  Delete item 2. 60-Day Preliminary Schedule.

(3/12/01)R261M98

Add the following Section:

# SECTION 647

# EQUIPMENT RENTAL

Special Provisions

647-1.01	DESCRIPTION. This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer. Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and your operations shall at all times be in accordance with the Engineer's instructions. These instructions by the Engineer shall be to your supervisory personnel only, not to the operators or laborers. In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01	EQUIPMENT FURNISHED. In the performance of this work, furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer. The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements. The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work. The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production. The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications. Alterations will not be considered acceptable in achieving the minimum rating. Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

647-2.02	EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL. Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity. All personnel furnished by you shall be, and shall remain during the work hereunder, employees solely of you.

Furnish, without direct compensation, a job superintendent or your representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by you and involved in the performance of the work. Also, furnish, without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01	CONSTRUCTION REQUIREMENTS. The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

Furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project. The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer.  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by your representative at the end of each shift, and a copy will be provided to your representative.

647-4.01	METHOD OF MEASUREMENT. The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer. The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment. Travel time to or from the project, will not be authorized for payment.

647-5.01	BASIS OF PAYMENT. Payment for Item 647(1), Wide Pad Dozer, 48 kW Minimum shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified shall not entitle you to any extra compensation.  (11/12/98)R15M98

Payment will be made under:

| # Pay Item | # Pay Unit |
| --- | --- |
| 647(2) Wide Pad Dozer, 48 kW Minimum | Hour |

Delete the section in its entirety and replace with the following:

# SECTION 670

# TRAFFIC MARKINGS

Special Provisions

670-1.01	DESCRIPTION. Furnish and place traffic markings of the type, color, dimensions, and at the locations shown on the Plans. Meet these specifications and the applicable portions of the Alaska Traffic Manual.

670-2.01	MATERIALS. Use materials that conform to the following:

Traffic Paint 	Subsection 708-2.03

Glass Beads 	Subsection 712-2.08

Preformed Pavement Markings 	Subsection 712-2.14

Raised and Recessed Pavement Markers	Subsection 712-2.15

Methyl Methacrylate Markings			Subsection 712-2.17

Glass Beads for Methyl Methacrylate Markings	Subsection 712-2.18

Construct the iron casting for the raised pavement markers of modular iron meeting ASTM A 536.

Submit a manufacturer certification for both the Methyl Methacrylate material and glass beads to certify that the materials furnished conform to these Specifications.

670-3.01 	CONSTRUCTION REQUIREMENTS. Install interim pavement markings meeting Section 643 if permanent markings are not installed prior to opening the roadway to traffic.

- Paint.

- Apply paint only to pavements that are clean, dry, and warmer than 5 °C.

- Remove all dirt, oil, grease, and other foreign matter from the surfaces to be painted in a satisfactory manner.

- Apply the paint at the rate of 2 m2/L (approximately 500 μm wet film thickness). This rate is effectively 53 liters of paint per kilometer of solid 100 mm stripe. A tolerance not to exceed 10% is allowed for film thickness or yield.

- Apply glass beads over the wet painted stripes in a uniform pattern at the rate of 720 grams (± 0.50 grams) of beads per liter of paint. Pressure-apply the beads using a mechanical dispenser mounted not more than 300 mm behind the paint dispenser.

- Use approved equipment for highway lane striping that is specifically designed and manufactured for that purpose by a company experienced in the design and manufacture of such equipment. Minimum requirements include the capability of striping two 100 mm yellow centerlines and one 100 mm white edge line simultaneously. Apply markings with clear-cut edges, true and smooth alignment, and uniform film thickness.

2.	Preformed Marking Tapes (PMT). Apply the PMT material as directed by the manufacturer by either Method (a) hot inlay or Method (b) cold inlay. Use the Method (a) whenever new asphalt concrete is placed.  Use Method (b) to apply markings to existing pavement.

a.	Hot Inlay Method:  Store all PMT materials between 15 °C and 30 °C for at least 24 hours prior to installation. During installation, maintain field stockpiles at the required storage temperature.

For the inlay method, embed the pavement markings in the asphalt concrete surface with a conventional steel wheeled roller. Apply when the surface temperature of the mat is the warmest possible without deforming the marking. The minimum allowable surface temperature, taken within 10mm of the top of the mat, is 60 °C.

If the application of the PMT materials falls behind the paving operation to the extent that the markings are not being applied at the minimum acceptable temperature, slow the paving operation to match the rate of the marking laydown. Resume full paving operations after demonstrating that you have sufficiently skilled personnel to install the markings within the required temperature limits.

b.	Cold Inlay Method:  Use this method for applying PMT to existing pavements where the temperature of the mat is below 60°C.  Ensure the surface is clean and dry and is at least 15 °C and rising.  Groove in the marking below the surface of the asphalt.  The bottom of the groove shall have a smooth flat finish.  Accomplish this by using a gang stacked cutting heads having diamond tipped cutting blades.  Provide a space between each blade.  The rise between the finished groove and the blades shall be 10 mils.  Broom the surface clean. Remove any dust using compressed air.  Apply a coat of primer/adhesive activator according to the manufacturer’s recommendations. Install and roll the markings with a minimum 90 kg pneumatic roller.

3.	Raised and Recessed Pavement Markers. Install raised and recessed pavement markers per the manufacturer’s instructions.

Cut or dado the finished pavement surface with a concrete saw to produce a slot with dimensions as shown on the Plans or recommended by the manufacturer. Clean and dry the slots using compressed air. Install a reflective marker of the color indicated with an epoxy adhesive recommended by the marker manufacturer.

4.	Methyl Methacrylate Pavement Markings.

a.	General. Provide installation instructions for the methyl methacrylate markings a minimum of 15 days prior to application. Retain a copy of the instructions for use on the project.

Ensure the on-site presence of a manufacturer's representative on the first day of striping and any additional days as required.

b.	Preparation. Prepare the roadway areas to receive methyl methacrylate pavement markings according to the manufacturer's recommendations. Clean and dry roadway surface. Remove contaminants such as curing agents, surface oils, or existing road marking materials prior to applying pavement marking material. Do not apply marking to new asphalt until the asphalt has cured for at least 15 days.

c.	Application. Apply methyl methacrylate marking material according to the manufacturer's installation instructions and the recommendations of the manufacturer's representative. Use equipment designed and capable of properly mixing at the point and time of application.

(1)	Longitudinal Markings. Apply markings for lane lines, edge lines, and centerlines at a thickness of 1.5 mm ± 0.1 mm. Apply glass beads at the drop rate specified in Subsection 712-2.18 by double bead gun, one gun directly in front of the spray unit and another directly behind.

(2)	Transverse Markings. Apply markings for crosswalks, stop bars, symbols, transverse markings between gore and channelization striping, and legend markings at a thickness of 3 mm ± 0.1 mm. Apply Sinker beads as specified in Subsection 712-2.18 at a minimum drop rate of 580 g/m2.

d.	Sampling. Collect a representative sample of spray material by placing a flat sheet of aluminum in the path of the striping guns. Collect the sample without glass beads. Measure the thickness of the sample without glass beads utilizing a wet film thickness gage.

670-3.04	PAVEMENT MARKING REMOVAL. Remove all existing traffic markings that are in conflict with the striping details shown on the Plans, an approved TCP, or any temporary striping as directed. Do not paint over existing markings. Do not use open flame on the final paving lift.

Remove pavement markings to the fullest extent possible without materially damaging the pavement surface, color, or texture. As the work progresses, remove sand or other material deposited on the pavement as a result of removing markings. Remove accumulations of sand or other material that might interfere with drainage or constitute a hazard to traffic.

Before making any change in the traffic pattern, remove or obliterate pavement markings that may create confusion to motorists.

Where using blast cleaning to remove pavement markings or objectionable material within 10 feet of a lane occupied by public traffic, immediately remove the residue (including dust) after contact between the sand and the surface being treated. For such removal, use a vacuum attachment operating concurrently with the blast cleaning operation or by other approved methods.

Repair any damaged pavement or surfacing caused by the pavement marking removal operation.

670-3.05	PRELIMINARY SPOTTING. Provide the necessary control points at intervals including all changes of direction and changes in the basic configuration of striping, such as at the beginning and ending of no-passing zones on a 2-way, 2-lane roadway. Use these points in preliminary spotting of lines before striping is commenced. Perform preliminary spotting of the lines to be painted and obtain approval for all spotting before striping begins. Preliminary spotting is required for all longitudinal striping, with spacing of spots not to exceed 50 feet.

Reference the lines and markings to be replaced at their existing locations prior to performing any work that may disturb them.

670-3.06	TOLERANCES FOR LANE STRIPING.

- Length of Stripe. 150 mm in 12 meters

- Width of Stripe. 10 mm

- Lane Width. 100 mm from the widths shown on the Plans (measured from the edge of pavement or edge of traveled way to center of lane line or between the centers of adjacent lane lines)

- Stripes on Tangent. Do not vary more than 25 mm laterally within a distance of 30 meters when using the edge of the stripe as a reference.

- Stripes on Curves. Uniform in alignment with no apparent deviations from the true curvature

- All Stripes. Keep the center of the stripe within 100 mm from the planned alignment.

Traffic markings not within the above tolerances are unacceptable under Subsection 105-1.11.

Add the following subsection:

670-3.07	CONTRACTOR’S WARRANTY.  Provide a warranty that all preformed marking tape (PMT) will stay in place and maintain a minimum retroreflectivity of 150 millicandles for the white lines and 125 millicandles for the yellow lines.  The period of the warranty shall be two years.

The warranty period will start on the date that the Engineer accepts the work and authorizes payment.

The warranty shall recite that the contractor will repair or replace at the discretion of the Department and at no additional cost to the Department, all PMT that fails to bond or drops below the required minimum retroreflectivity within six months of the request to do so.

When the agency makes written request to the contractor for repair or replacement, the Warranty period will stop until the requested repair(s) or replacement(s) are made and accepted.

1.	Reflectivity.  If reflectivity becomes a concern at any time during the Warranty period, the Engineer will measure the retroreflectivity of the area in question using a Mirolux 12, a 30 m (100 foot) retroreflectometer, or similar device.  The roadway surface will not be cleaned in preparation for taking readings, but areas of obvious contamination or debris will be avoided.

2.	Color Stability.  The PMT shall retain its color throughout the Warranty period.  Yellow striping will be compared to the PR-1 chart, and shall meet 33538 Federal Yellow.  White striping shall have a minimum daylight reflectance of 84 throughout the Warranty period.

3.	Adhesion.  For the purpose of the Warranty a cumulative 5% or greater loss of line due to non-adhesion on any 100 m (328 foot) segment of marking shall constitute failure of the material in that segment.

4.	Care of the Work Prior to the Warranty Period.  Monitor the installation until the beginning of the Warranty period.  If any tape comes up or becomes dislodged before the Warranty is in effect, replace it with specification material at no cost to the Department.

5.	Replacement of PMT.  All PMT to be replaced shall be grooved-in below the surface of the asphalt using Method (b).  The bottom of the groove shall have a smooth flat finish.  This shall be accomplished using a gang-stacked cutting heads having diamond tipped cutting blades.  The spaces between each blade shall be such that a 10 mil rise in the finished groove between the blades.

670-4.01	METHOD OF MEASUREMENT. Section 109 and the following:

- Lump Sum.  No measurement of quantities will be made.

- Kilometer Basis.  By the horizontal distance along centerline from beginning to end of each stripe pattern, excluding gaps for intersections or other openings. Skip stripes will be measured as 1/4 of this distance.

- Single Stripe: A longitudinal marking less than 150 mm wide, such as, but not limited to, a single center line or edge stripe.

- Double or Wide Stripe: A longitudinal marking greater than 150 mm wide, such as, but not limited to, double center lines, and auxiliary lane lines.

- Square Meter Basis. Transverse pavement marking lines 150 mm or more wide will be measured by nominal width times actual length.

- Each. All other transverse markings will be measured on a unit basis with each separate word or symbol constituting a unit.

Raised or recessed pavement markers will be measured per each unit installed complete.

670-5.01 	BASIS OF PAYMENT. At the contract price per unit of measurement for those items listed below that appear on the bid schedule.

Accept payment as full compensation for cleaning of pavement, painting traffic markings, providing traffic control, interim pavement markings, removal of pavement markings, application of preformed pavement markings, glass beads, installing raised or recessed pavement markers, furnishing paint, glass beads, preformed marking tape and all other materials necessary to complete the work prescribed in this Section.

When using PMT, payment includes furnishing the Warranty.  Payment for the installation of PMT will be limited to 80% of the amount due until the Department has received a signed Warranty.

For traffic markings which do not conform to the requirements of this Section but which are allowed to remain in place, payment will be adjusted as follows:

- Lump Sum. When payment is on a lump sum basis the price reduction will be the product of the lump sum price times the length of non-conforming markings divided by the total length of markings. For the purpose of this calculation, stripe lengths will be considered as continuous with no deduction for skips or breaks, for each 100 mm width stripe being applied, except that a double centerline stripe (No Pass) will be considered as one stripe.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 670(6) Preformed Pavement Markings | Lump Sum |

# Section 701

# Hydraulic Cement

- Add the following Subsection:

701-2.04 DS Grout.  Drilled shaft (DS) grout shall consist by volume of:

- One (1) part Portland Cement (Type I or II).

Three (3) parts clean concrete sand meeting the requirements of Section 703-2.01 except 100% passing the No. 4 sieve.

# Sufficient potable water to obtain flowable, pumpable grout mixture. Thoroughly mix DS Grout before injecting into soil surrounding drilled shaft casing.

# SECTION 702

# ASPHALT MATERIALS

Special Provisions

702-2.01	ASPHALT CEMENTS.  Add the following:  Performance Graded Asphalt Binder shall conform to the requirements of AASHTO M320 and the additional properties defined by AASHTO T-53 and ASTM D5801 assigned to each grade.

Performance Graded Asphalt Cement

|  | PG 52-28 | PF 58-28 | PG 64-28 |
| --- | --- | --- | --- |
| Softening Point AASHTO T-53 | (none) | 49oC | 52o |
| Toughness min. ASTM D5801 | (none) | 12.4 N-m | 12.4 N-m |
| Tenacity min. ASTM D5801 | (none) | 8.5 N-m | 8.5 N-m |

- Add the following Subsection:

702-2.13	FOUNDATION FILL.  Aggregate containing no muck, frozen material, roots, sod or other deleterious matter and with a plasticity index not greater than 6 as tested by WAQTC FOPs for AASHTO T 89 and T 90. Meet the grading requirements of Table 703-9 (WAQTC FOP for AASHTO T 27/T 11).

TABLE 703-9

REQUIREMENTS FOR GRADING FOR FOUNDATION FILL MATERIAL

| SIEVE, mm | PERCENT PASSING BY WEIGHT |
| --- | --- |
| 75 | 100 |
| 19 | 75-100 |
| 4.75 | 35-65 |
| 0.425 | 0-50 |
| 0.075 * | 0-6 |

* Gradation determined on that portion passing the 75 mm screen.

# SECTION 703

# AGGREGATES

Special Provisions

703-2.03	AGGREGATE FOR BASE.  Add the following:  The quality of aggregates used to produce crushed aggregate base will be acceptable if its source is the Matanuska River Material Source (M.S. No. 42-2-011-1).

Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 37.5 mm | 100 |  |  |
| 25 mm | 70-100 | 100 | 100 |
| 19 mm | 60-90 | 70-100 | 70-100 |
| 9.5 mm | 45-75 | 50-79 | 50-85 |
| 4.75 mm | 30-60 | 35-58 | 35-65 |
| 2.36 mm | 22-52 | 20-47 | 23-50 |
| 0.600 mm | 10-33 | 10-26 | 13-31 |
| 0.300 mm | 6-23 | 6-19 | 10-26 |
| 0.075 mm | 0-6 | 0-6 | 8-15 |

(06/07/06)R199USC04

Standard Modifications

703-2.04	AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.  Delete sections titled “Coarse Aggregate” and “Fine Aggregate” in their entirety and replace with the following:

Coarse Aggregate (retained on the 4.75 mm sieve). Crushed stone or crushed gravel consisting of sound, tough, durable rock of uniform quality.  Remove natural fines passing the 4.75 mm sieve before crushing aggregates for Type V or VH asphalt concrete mixtures.  Free from clay balls, organic matter, and other deleterious material.  Not coated with dirt or other finely divided mineral matter.  Meet the following requirements (note A or B indicate class of mix, see Table 401-1), the Engineer may modify the fracture requirements if the hard aggregate sources stated in 106-1.02 do not meet specifications:

| Property | Test Method | Type IIA, IV | Type I, IIB, III | Type V | Type VH |
| --- | --- | --- | --- | --- | --- |
| LA Wear, % max | AASHTO T 96 | 45 | 45 | 45 | 45 |
| Degradation Value, min | ATM 313 | 30 | 30 | 30 | 30 |
| Sodium Sulfate Loss % max (5 cycles) | AASHTO T 104 | 9 | 9 | 9 | 9 |
| Fracture, min % | WAQTC FOP for AASHTO TP61 | 90,2 face | 80, 1 face | 98, 2 face | 98, 2 face |
| Thin-Elongated Pieces, max % 1:5 1:3 | ATM 306 | 8 20 | 8 - | 3 8 | 3 8 |
| Nordic Abrasion, max.% | ATM 312 |  |  | 12 | 8 |
| Absorption, max. % | AASHTO T85 | 2.0 | 2.0 | 2.0 | 2.0 |

The quality of aggregates used to produce coarse aggregate for asphalt concrete pavement will be acceptable if its source is the Matanuska River Material Source (M.S. No. 42-2-011-1).

Fine Aggregate (passing the 4.75 mm sieve). Meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness.

For Type IV, V and VH mixes, remove natural fines passing a 4.75 mm sieve before crushing aggregates for this asphalt concrete mixture.  Consist entirely of aggregate produced from aggregate crushing process and be non-plastic as determined by WAQTC FOP for AASHTO T 90, and meets the following:

Property	Test Method	Requirement

Fine Aggregate Angularity	AASHTO T 304			45% min.

Delete Table 703-3 and replace with the following:

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| SIEVE (mm) | GRADATION |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Type I | Type II | Type III | Type IV | Type V, VH |
| 25.0 | 100 |  |  |  |  |
| 19.0 | 80-90 | 100 |  |  | 100 |
| 12.5 | 60-84 | 75-90 | 100 | 100 | 65-80 |
| 9.5 | 48-78 | 60-84 | 80-90 | 80-95 | 48-60 |
| 4.75 (No. 4) | 28-63 | 33-70 | 44-81 | 55-70 | 30-45 |
| 2.36 (No. 8) | 14-55 | 19-56 | 26-70 | 35-50 | 20-30 |
| 1.18 (No. 16) | 9-44 | 10-44 | 16-59 | 20-40 | < 22 |
| 0.600 (No. 30) | 6-34 | 7-34 | 9-49 | 15-30 | < 17 |
| 0.300 (No. 50) | 5-24 | 5-24 | 6-36 | 10-24 | < 14 |
| 0.150 (No. 100) | 4-16 | 4-16 | 4-22 | 5-15 | < 12 |
| 0.075 (No. 200) | 3-8 | 3-8 | 3-8 | 3-8 | 3-8 |

(05/05/06)R199usc04

703-2.07	SELECTED MATERIAL Replace the last sentence in both items 1. and 2. with the following: The percent passing the 0.075 mm sieve will be determined on minus 75 mm material. (06/25/99)M 82

Special Provisions

Add the following:

4.	Selected Material, Type D, shall consist of earth, sand, gravel or rock materials or combinations thereof obtained from the excavation.  The material shall contain no concrete or other debris unless directed in writing by the Engineer.  The material may contain roots, trees and brush if they have been chipped upon approval of the Engineer.  Compact this material by walking the equipment over the entire full area as directed by the Engineer.  (2/22/00)R89M98

Add the following:

703-2.07	FOUNDATION FILL.  Aggregate containing no muck, frozen material, roots sod or other deleterious matter and with a plasticity index not greater than 6 as tested by WAQTC FOPs for AASHTO T 89 and T 90.  Meet the grading requirements of Table 703-9 (WAQTC FOP for AASHTO T 27/T 11).

TABLE 703-9

REQUIREMENTS FOR GRADING FOR FOUNDATION FILL MATERIAL

| SIEVE (mm) | PERCENT PASSING BY WEIGHT |
| --- | --- |
| 75.0 | 100 |
| 19.0 | 75-100 |
| 4.75 | 35-65 |
| 0.425 | 0-50 |
| 0.075* | 0-6 |

* Gradation determined on that portion passing the 75 mm screen

SECTION 705

JOINT MATERIALS

705-2.02 JOINT SEALER.  Replace the following item:

Silicone Joint Sealer	Use a cold applied, rapid cure, 100 percent silicone, and self-leveling two-part formulation. Do not use acid cure sealants. Ensure the silicone sealant is compatible with the surface to which it is applied. Use a silicone sealant meeting the requirements as shown in Table 705-1.

TABLE 705-1

PHYSICAL REQUIREMENTS (1)

| TEST | LIMIT | TEST METHOD |
| --- | --- | --- |
| Nonvolatile Content (%, minimum) | 90 | ASTM D 2822 |
| Skin-over Time (minutes, maximum) | 90 | MIL-S-8802 |
| Elongation (%, minimum) | 600 | ASTM D 3583 (2) (3) |
| Modulus (kPa, @100% elongation) | 20-100 | ASTM D 3583 (2) (3) |

(1) Cured 72 hours at 251 F and 505% relative humidity

(2) Section 14 modified – pull rate (50 mm minimum) and joint size

(3) Joint size = 12.7 mm x 12.7 mm x 50 mm

705-2.03 BRIDGE SEAL. Add the following: Use steel extrusions meeting ASTM A 709M Grade 250. Galvanize steel extrusions in accordance with Subsection 716-2.07.

# SECTION 706

# CONCRETE AND PLASTIC PIPE

Special Provisions

706-2.07	CORRUGATED POLYETHYLENE PIPE. Replace “Type S” with “Type S or Type D”.

- Add the following Subsection:

706-2.08	HDPE PIPE FOR WATER AND SANITARY SEWER SYSTEMS.  Use high density polyethylene (HDPE) pipe and fittings manufactured from a PE 3408 resin that meets ASTM D3350 with a cell classification of 345464C.  Ensure the entire system is made of materials with a 1 MPa rated working pressure.  Join all pipe and fittings by either butt fusion or flanges as per manufacturers’ recommendation.  No mechanical joints are allowed.  Meet the following:

| HDPE Pipe | ASTM F714 |
| --- | --- |
| Butt Fusion Fittings | ASTM D3261 |
| Flanged Joints | ASTM D3261 |

# SECTION 709

# reinforcing steel and wire rope

Special Provisions

709-2.01	REINFORCING STEEL. Add the following:

| Reinforcing Steel Bars for Bridge Reinforcement | ASTM A 706M |
| --- | --- |

# SECTION 710

# FENCE AND GUARDRAIL

Special Provisions

710-2.11	GUARDRAIL TERMINALS.  Add the following:

Use the ET-2000 LET.

The current guardrail end terminal drawings approved by the Department are as follows:

|  | Drawing Number | Original Date | Latest Revision | Comments |
| --- | --- | --- | --- | --- |
| ET-2000 LET Metric | SS 155M | 7/18/00 | None | 11.4 m, 7 tube, Plus head |
| English | SS 155 | 5/18/00 | None | 37.5’ 7 tube, Plus head |

(01/22/02)R249

# SECTION 712

# miscellaneous

Special Provisions

712-2.14	PREFORMED PAVEMENT MARKING tape.

1.	General Requirements:

a.	Reflectorized plastic pavement markings and legends. Furnish a pliant polymer or homogenous preformed ribbon, 1.5 mm thick and of specified width, containing glass spheres uniformly distributed throughout the entire cross section. Furnish type that is designed to be inlayed on hot asphalt pavement or attached to existing bituminous pavement with a precoated pressure adhesive or liquid contact cement as herein specified.

b.	Use legends and symbols meeting the applicable shapes and sizes in the Alaska Traffic Manual and the Plans.

c.	Ensure that the plastic marker will mold itself to pavement contours, breaks, faults, etc. at normal pavement temperatures and fuse with itself and with previously applied markings of the same composition under normal conditions of use.

2.	Composition Requirements: Furnish marker with the following materials uniformly distributed throughout its cross-sectional area, and with a reflective layer of beads bonded to the top surface:

Material	(Composition by Weight, min.)

Resins & Plasticizers	20%

Pigments	30%

Graded Glass Beads	25%

3.	Physical Requirements:

a.	Tensile Strength. Minimum tensile strength of 690 kPa when tested according to ASTM D 638.

b.	Plastic Pull Test. A test specimen made by cutting two 25 mm by 75 mm pieces of the plastic and attaching a 25 mm by 25 mm area at the end of each piece to the other, must support a dead weight of 1.8 kg for not less than 5 minutes at a temperature between 20 °C and 30 °C.

c.	Pigmentation. Select and blend the pigments to provide a marking film which includes titanium dioxide for white markers and medium chrome yellow for yellow markers meeting standard highway colors through the expected life of the film.

d.	Glass Beads. Colorless glass with a minimum index of refraction of 1.50 when tested using the liquid oil immersion method. Use beads of size and quality to meet the performance requirements for the plastic.

e.	Skid Resistance. Meet a minimum skid resistance value of 40 BPN for the surface of the plastic using ASTM E 303.

f.	Reflectance. Meet the following initial minimum reflectance values for white and yellow films at 0.2° and 0.5° observation angles and 86.0° entrance angle using FSS FED-STD-370. Use a test distance of 15 meters and a 610 mm x 760 mm rectangular sample. Express specific luminance (SL) as millicandelas per m2 per lux.

Use an angular aperture of both the photoreceptor and light projector of 6 minutes of arc. Use the geometric center of the sample as the reference center and the reference axis perpendicular to the test sample.

White	Yellow

Observation Angle	0.2°	0.5°	0.2°	0.5°

Specific Luminance	1360	760	820	510

g.	Reflectivity Retention Tests. Meet the following test requirements:

(1)	Taber Abraser Simulation Test. Using a taber abraser with an H-18 wheel and a 125-gram load, inspect the sample at 50, 100 and 200 cycles, under a microscope, to observe the extent and type of bead failure.

No more than 10% of the beads may be lost due to pop out and the predominant mode of failure must be “wear down” of the beads.

(2)	Qualitative Test. Judge bead bond strengths under a microscope with a magnification of 5X. The beads when removed must show a portion of the polymer bead bond retained with the beads.

h.	Certification. In lieu of running the tests required by this Subsection, provide a certification from the manufacturer stating the product conforms to these requirements.

i.	Effective Performance Life. Provide a neat, durable marking that will not flow or distort due to temperature if the pavement surface remains stable.

The plastic must be weather resistant and through normal traffic wear, show no appreciable fading, lifting or shrinkage and show no significant tearing, roll back, or other signs of poor adhesion.

4.	Application. Use a vendor-furnished mechanical applicator for the installation of a 100 mm wide pressure sensitive adhesive coated material. Provide the mechanical applicator on location for the duration of the installation period. Ensure that a manufacturer's representative is present during the time of the installation to provide technical assistance.

Delete this Section in its entirety and replace with the following:

# SECTION 715

# STEEL FOR PILES

Special Provisions

715-2.01	SCOPE.  Steel used in Structural Steel Piling.

    - GENERAL REQUIREMENTS.  Conform to the dimensions, weights and cross-sections shown on the Plans.

  - Structural Steel for Piling.  Use ASTM A709 Grade 345 for “H” piles.  Use ASTM A709 Grade 345 fabricated in accordance with the American Petroleum Institute (API) 2B or API 5L Grade X52 specifications for pipe piles.

  - Pile Tip Reinforcing.  Use pile tip reinforcement conforming to the requirements of ASTM A27 Grade 450-240 or ASTM A148 Grade 620-415.  Make each pile tip in one piece of cast steel.

715-2.03	CERTIFICATION.  Furnish four (4) copies of a certified mill test report covering chemical and physical tests conducted on the steel to the Engineer for each head number of metal included in the shipment.

# Section 716

# Structural STeel

716-2.02	General Requirements.  Delete numbered item 2, “Structural Steel” and replace with the following:

| 2. Structural Steel | ASTM A709M |
| --- | --- |

Delete this Section in its entirety and replace with the following:

# SECTION 720

# ELASTOMERIC PADS

Special Provisions

720-2.01	SCOPE.  Elastomeric bearing pads used to support bridge girders and other structural members.

720-2.02	GENERAL REQUIREMENTS.  Meet AASHTO M251-04, with the following revisions:

4.1. Properties of the Elastomer.  Replace the first sentence with the following:  Use elastomeric compound in the construction of the bearings containing only virgin natural polyisoprene (natural rubber) as the raw polymer.  Do not use neoprene.  Properties and requirements elsewhere in AASHTO M251 pertaining solely to polychloroprene (neoprene) do not apply.

Add the following:

Use elastomer compound classified as low temperature Grade 5 and meeting the requirements of paragraph 8.11.

Add the following paragraph:

5.5. Fabricate pads over 20 mm thick with alternating laminations of elastomer and metal or fabric reinforcements.  The outside laminations must be metal or fabric with a minimum elastomer cover as shown on the Plans

Add the following Subsection:

720-2.03	CERTIFICATION OF COMPLIANCE. Furnish a certificate of compliance according to Subsection 106-1.05 from the elastomeric bearing pad fabricator certifying that all requirements of AASHTO M 251, as modified by this section, have been met. Include test results of applicable requirements of AASHTO M 251.

# SECTION 724

# seed

Special Provisions

724-2-02	MATERIALS.  Delete this Subsection in its entirety and substitute the following:

Meet applicable requirements of the State of Alaska Seed Regulations, 11 AAC 34, Article 1 and Article 4.

Furnish “certified seed” or 4 signed copies of a report certifying that each lot of seed has been tested by an approved laboratory within 9 months of date of application. Include: name and address of laboratory, date of test, lot number for each kind of seed, and results of test as to name, percentages of purity and germination, and percentage of weed content for each kind of seed furnished.

Meet or exceed the percentages of sproutable seed specified in Table 724-1.

TABLE 724-1

Seed Requirements

| SPECIES | Sproutable Seed*, %, Min. |
| --- | --- |
| Red Fescue | 78 |
| American Sloughgrass | 67 |
| Bering Hairgrass | 71 |
| Tufted Hairgrass | 71 |
| Polargrass | 71 |
| Bluejoint | 71 |
| Sagebrush | 71 |
| Glaucous Bluegrass | 76 |
| Alpine Bluegrass | 72 |
| Kentucky Bluegrass | 76 |
| Beach Wildrye | 28 |
| Annual Ryegrass | 76 |
| Perennial Ryegrass | 76 |

* Sproutable Seed is the mathematical product of Germination and Purity.

(02/08/01)M100

Delete this Section in its entirety and replace with the following:

# SECTION 726

# topsoil

Special Provisions

726-2-01	TOPSOIL. The Contractor shall furnish topsoil this is representative of the existing, natural organic blanket of the project area.  Perform a quality test, as defined by Alaska FOP for AASHTO T 267, on the soil to determine the organic content of the soil.  Supply the results to the Engineer.

Soil with an organic content of five (5) percent or more may be reused and spread on the finished slopes where topsoil is noted on the Plans.  Remove roots, stumps, unnatural material, and rocks greater than 75 millimeter in diameter from the organic material before it is graded onto the finished slopes.

Soil with an organic content of less than five (5) percent cannot be used as topsoil for the project.  In this case, furnish topsoil consisting of a natural friable surface soil without admixtures of undesirable subsoil, refuse, or foreign materials having a minimum organic content of five (5) percent and a maximum organic content of twenty (20) percent as determined by Alaska FOP for AASHTO T 267.  The material shall be reasonably free from roots, clods, hard clay, rocks greater than 75 millimeters in diameter, noxious weeds, tall grass, brush, sticks, stubble or other litter, and shall be free draining and nontoxic.  Notify the Engineer of the location topsoil is to be furnished at least thirty (30) calendar days before delivery of topsoil to the project from that location.  The Engineer will inspect the topsoil and its sources before approval will be granted for its use.  (04/01/05)R208USC

# SECTION 727

# SOIL STABILIZATION MATERIAL

Special Provisions

727-2.01	MULCH.  Under the item numbered 1. “Wood Cellulose Fiber or Natural Wood Fiber”, add the following:

e.	Recycled paper mulch is not acceptable.

Special Provisions

Add the following Subsection:

727-2.04	HYDRO MATTING.  Hydro matting shall be a hydraulically applied system of long strand wood fibers joined together by a high-strength polymer adhesive to create a continuous three dimensional blanket that adheres to the soil surface to form a bonded fiber matrix. The system shall be applied to the soil as a viscous mixture, which upon drying creates a high strength, porous and erosion resistant mat. Upon drying, the matrix shall not inhibit the germination and growth of plants beneath the layer. The matrix shall retain its form despite rewetting.

# SECTION 729

# GEOTEXTILES

Special Provisions

729-2.01	EMBANKMENT SEPARATION AND REINFORCEMENT.  Under Item 1. Separation, replace ‘(medium survivability)’ with: ‘(Class 3)’.  Under Item 2. Reinforcement, replace ‘Separation (high survivability)’ with: ‘Stabilization’.

729-2.02	SUBSURFACE DRAINAGE AND EROSION CONTROL.  Under Item 2. Erosion control, replace ‘Erosion Control’ with: ‘Permanent Erosion Control’.

729-2.04	SEDIMENT CONTROL.  Replace the first sentence with ”Meet AASHTO M 288 for Temporary Silt Fence”.

(02/08/01)M98

# SECTION 730

# SIGN MATERIALS

Special Provisions

730-2.04	SIGN POSTS.  Under item 1., Metal Pipe Posts, add the following to paragraph a.: Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B. (02/29/00) R81M

Standard Modification

In item 2. Perforated Steel Posts., paragraph a., first sentence, replace “ASTM A 446” with “ASTM A 653 and ASTM A 924”.  (06/25/99)M 83

Special Provisions

Add the following:

5.	Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501. The tubing shall be square and of the dimensions called for in the plans with 5 millimeter thick walls. 11 millimeter diameter holes shall be drilled as required to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b. of this Subsection. Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this Subsection.

(2/29/00)R81M

Add the following:

Add Item Number 6:

6.	Square Non-Perforated Steel Tubes.

a.	Fabricate from 5 mm thick cold-rolled carbon steel sheets, commercial quality, to meet ASTM A 500, Grade B. Form posts into a steel tube, roll to size, and weld in the corner. Furnish with 11 mm diameter holes drilled or punched as necessary to permit mounting of the sign.

b.	Hot dip galvanize to meet AASHTO M 111 after fabrication. When cutting metal posts after hot dip galvanizing, minimize damage to the zinc coating and protect all exposed surfaces by treating the exposed area.

c.	Repair galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating to meet the applicable provisions of AASHTO M 36.

(12/02/03)M107

APPENDIX A

EROSION AND SEDIMENT CONTROL PLAN

- General.

This Erosion and Sediment Control Plan (ESCP) has been developed in accordance with the State of Alaska Department of Transportation and Public Facilities’ Alaska Storm Water Pollution Prevention Plan Guide.  The purpose of this ESCP is to assist the Contractor in developing a site specific Storm Water Pollution Prevention Plan (SWPPP) required for coverage under the NPDES Storm Water Construction General Permit (CGP).

Two goals of this ESCP are to describe the nature and extent of potential sources of pollution (sediment and other pollutants) due to storm water discharges that may occur during construction activities and provide a guide for implementing Best Management Practices (BMPs) to minimize, eliminate or treat pollutants.  The anticipated primary pollutant is sediment from surface erosion of the work areas.  This plan is based on our knowledge of the site conditions, expected construction sequencing, available materials and equipment, and other relevant factors. Actual construction methods, sequencing, materials and equipment used by the Contractor may vary from assumptions used in preparation of this ESCP.  This information will be used by the Contractor in developing the Storm Water Pollution Prevention Plan (SWPPP) as required under Contract Specifications, Section 641, Temporary Erosion and Pollution Control.  Preparation and execution of the SWPPP shall be the responsibility of the Contractor.  Plan sheets showing specific BMPs for sediment and erosion control are described below.

- Site Description.

The project will reconstruct and widen the Glenn Highway between MP 92 and MP 97.  The project will begin east of Cascade Creek (MP 91.5) and tie-into the recently completed Pinochle Creek Project (MP 97) east of Hicks and Pinochle Creeks.  The project is generally characterized by steep, mountainous terrain with benches, river terraces, numerous creek drainages and one major stream crossing at Hicks Creek.

Nature of Construction Activities.  The project will widen the existing 6.6 meter wide roadway, providing a minimum of two 3.6 meter wide lanes with 1.8 meter wide paved shoulders.  Beginning near MP 92 to MP 94, a four lane (2 lanes each direction) highway section will be constructed.  From MP 94 to MP 96, a three lane highway section will be created; with two lanes for Anchorage bound traffic and one lane for Glennallen bound traffic.  From MP 96 to MP 97 a similar highway section will be provided, with two lanes for Glennallen bound traffic and one lane for Anchorage bound traffic.  This roadway configuration will tie into the existing three lane highway constructed under the Pinochle Creek project.  Major items of work associated with the highway widening include, clearing and grubbing, unclassified excavation, embankment construction, culvert pipe installation, asphalt concrete paving, guardrail installation, signing and striping.

Approximately 1400 m (MP 96.5 to MP 97) of the Glenn Highway will be realigned.  As part of the realignment, the existing bridge (No. 547) crossing Hicks Creek will be replaced with a new bridge located approximately 180 meters downstream.  Cofferdams will placed around the new piers to facilitate construction.  There will be a bridge work-staging area located at the bridge site.  A riprap spur dike will be constructed on the east and west banks of Hicks Creek from the existing bridge downstream to the new bridge.  Traffic will continue to use the existing Glenn Highway and bridge until the new bridge and roadway realignment are completed.

Two material sources, Cascade Material Source (M.S. No. 42-2-333-1) and Matanuska River Material Source (M.S. No. 42-2-011-1) will be available to the Contractor.  Potential access to the site would be from the realigned portion of the Glenn Highway.

Other improvements include intersection realignment and left turn pocket at Victory Road, recreation/scenic pull outs and approach improvements.

- Soil Disturbing Activities

Unclassified excavation is estimated at a total of approximately 1,600,000 cubic meters.  The embankment material will come from the excavation and a contractor supplied source.  Soil disturbing activities include clearing, grubbing, excavation, striping and stockpiling of overburden, embankment construction, culvert pipe installation, riprap placement, bride construction, material site development, final grading, access improvements and preparation for seeding.

- Site Area

Total estimated project area, within the right-of-way, is approximately 109 hectares (270 acres). The total estimated area to be disturbed by clearing, grubbing, filling, excavation, grading, stockpiling or other activity associated with this project is 42 hectares (103 acres).

Sliver fills along the proposed alignment will impact palustrine wetlands located in the project area. Approximately 54,000 cubic meters of fill material will disturb 2.4 hectares (5.9 acres) of palustrine wetlands.  In addition, approximately 76,500 cubic meters of gravel will be excavated from below the ordinary-high–water line in the Matanuska River.

A stockpile of excess material generated from project excavations is planned to be located at the Department’s Cascade Maintenance Station.  This site is an exhausted pit in the lower portions of the larger Cascade Material Source.  This pit had been used as a material source on several past Glenn Highway construction and maintenance projects.  Access to the waste site is located near MP 93.5.  An estimated 90,000 cubic meters of excess material will be stockpiled.

Within the proposed right of way limits, slope flattening will dispose of unusable excavations, typically those meeting the requirements for select material types C and D.  Areas for slope flattening will not occur in wetlands and will be authorized by the Engineer.

- Runoff Coefficient

The project area will consist primarily of paved and grassed surfaces, except in areas of rock excavation, in the final configuration.  Areas to be revegetated with grass are likely to have the same runoff coefficient as before or better (0.15 to 0.35).  The paved area will have a runoff coefficient between 0.70 to 0.95.

- Surface and Receiving Waters

The receiving water bodies within the project area meeting the requirements of “waters of the United States” are the Matanuska River and Hicks Creek.

- Hydrology

In this portion of the Matanuska Valley, tributaries to the Matanuska River drain the south slopes of the Talkeetna Mountains and have high runoff rates caused by frequent, high intensity storms. Resultant heavy precipitation rapidly enters streams and rivers due to steep slopes and impervious soils. There is no rainfall data specific to the project area.  Climate data is limited and the nearest climate data stations are located in Sutton (NCDC COOP Station No.  508915 and at Tehneta Pass (NCDC COOP Station No. 508945).  The average rainfall for the area is estimated to be 50.5 cm per year (20 inches per year). Stream flooding is frequent, usually occurring in August and September. The Matanuska River and its tributary Hicks Creek comprise the primary surface drainage in the project vicinity.  Several smaller creeks, Camp Creek, Muddy Creek, Packsaddle and Pinochle Creek drain localized areas.

Hicks Creek has formed a large, deep canyon and merges with the Matanuska River near the mouth of the canyon. The creek carries a relatively high debris load and bedload. The existing bridge is located where the creek emerges from a deeply incised narrow bedrock gorge and transitions to an aggradational braided channel section.

The existing structure is 39.6 meter long, three spans, and a continuous steel girder bridge with a composite cast-in-place concrete deck. The bridge has two 12 meter approach spans and a 15.5 meter center span.  The existing roadway width across the bridge is 7.3 meters.

The new bridge will have a length of approximately 109.50 meters and will have a low chord (Elev. 424) approximately 10 meters above design high water (DHW Elev. 413.4) and will include approximately 3 equal spans and 2 piers, one of which will be located near waters edge.  The bridge superstructure will be prestressed concrete girders.  Both abutments and Pier No. 3 will be pile supported.  Pier 2 will be supported by spread footing.

The proposed improvements will slightly modify the existing drainage pattern in the project area. Currently, water sheet drains from the roadway surface onto vegetated slopes or is collected in shallow roadway ditches. This water then soaks into the ground or finds its way to the Matanuska River via Hicks Creek or the numerous creeks describe above or overland flow. This project will widen and deepen existing ditches and replace cross culverts. In areas of guardrail the use of batter board will tend to collect and concentrate roadway runoff.

- Soils

The native soils encountered along the Glenn Highway are generally organics overlying silty soils (glacial till), talus and rubble drift.  Underlying bedrock is generally encountered at shallow depths and predominately consists of siltstone and/or mudstone of the Matanuska or Chickaloon formations.

- Sequence of Activities. The proposed project is expected to require two and half years (450 working days) for completion.  Construction activities should be scheduled to minimize the area of exposed soils and by constructing permanent erosion control systems into the project as soon as practicable.  Temporary measures must be instituted within 14 days on all portions of the site where construction activities have temporarily or permanently ceased as required by the NPDES Construction General Permit (CGP).  One of the most effective erosion control techniques the Contractor will use is planning the sequence of activities to limit the amount of disturbed ground exposed to erosion at any one time.  Only as much earth should be disturbed along the corridor as the Contractor has labor, equipment, and supplies necessary to effectively control erosion and sedimentation.  A general order of activities are likely to occur according to the following table:

|  | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| MP 92-97 | Install temporary erosion control measures. Begin clearing and grubbing. |  |  |
| MP 92-94 MP 92-94 (cont.) | Begin roadway excavation and embankment widening. Install new drainage measures with embankment work. Temporary stabilization, control measures and seeding in stages as necessary. Have traffic on existing or temporary pavement prior to winter shutdown. Install roadway protective measures (guardrail, barrier, etc.) | Inspect and correct deficient temporary erosion control measures after winter shutdown. Complete roadway excavation and embankment work, including new drainage measures and remaining project work. Install first lift of final pavement and roadway protection measures (guardrail, barrier, etc.). Final stabilization, topsoil seeding and matting in stages as necessary. | Complete paving and remaining project work. Complete final stabilization, topsoil, seeding and matting in stages as necessary. Have traffic on new finished roadway. When the site has been finally stabilized, remove all temporary erosion control measures. |
| MP 94-96 | Install temporary erosion control measures. Begin rock excavations and embankment construction. Have traffic on existing or temporary pavement prior to winter shutdown. Install roadway protective. (guardrail, barrier, etc.) | Inspect and correct deficient temporary erosion control measures after winter shutdown. Continue rock excavations and embankment construction. Begin bridge & cofferdam construction. Have traffic on existing or temporary pavement prior to winter shutdown. Install roadway protective measures (guardrail, barrier, etc.). Final stabilization, topsoil seeding and matting in stages as necessary. | Complete paving and remaining road and bridge construction. Complete final stabilization, topsoil, seeding and matting in stages as necessary. Remove existing Hicks Creek Bridge (547) and regrade bridge site. Remove culverts at Pinochle Creek. Have traffic on new finished roadway. When the site has been finally stabilized, remove all temporary erosion control measures. |
| MP 96-97 | Install temporary erosion control measures. Begin rock excavations and embankment construction. Traffic on existing pavement. | Inspect and correct deficient temporary erosion control measures after winter shutdown. Continue rock excavations and embankment construction. Traffic on existing pavement. | Complete final stabilization, topsoil, seeding and matting in stages as necessary. Complete excavation and embankment for the road. Complete paving and remaining project work. When the site has been finally stabilized, remove all temporary erosion control measures. |

Prior to winter shutdown each year, the pavement will be repaired and striped, barriers or roadside protection devices will be installed where required, and temporary winter signage will be erected.

To prevent impacts to nesting birds, the Contractor shall perform no land clearing, fill placement, excavation, or other construction activities between May 1 and July 15 except at sites that have been sufficiently disturbed or altered by May1 to eliminate suitable nesting habitat.

- Erosion and Sediment Controls. The contract documents have pay items for silt fence, geotextile for erosion control, riprap, topsoil, seeding and hydro matting.  These stabilization measures are specified to provide permanent and temporary erosion pollution control for the project.  Locations for the installation of these measures are identified in the Plans.

- A.	Temporary Stabilization

The Contractor will maintain the existing vegetation where possible and minimize the ground disturbance necessary to perform the work.  Disturbed portions of the site will be stabilized to prevent erosion. Stabilization practices may include: temporary seeding, permanent seeding, temporary plastic sheeting, hydraulically applied soil stabilization matting (hydro matting), mulching, geotextiles, vegetative buffer strips, protection of trees, preservation of mature vegetation, rock blankets, and other appropriate measures.

Sheet pile cofferdams will be placed around the pier locations for construction of the new bridge foundations and piers.  The purpose of the cofferdams is to isolate the work areas from the flowing waters of Hicks Creek.

Permanent seeding or hydro matting will be employed as needed to establish plant cover on all new or disturbed slopes that are not in rock.  The Contractor will also provide mulch, fertilizer, and water so that living ground cover can be established as soon as possible.  All topsoil covered slopes will be tracked before the grass seed and mulch can be placed.

In steep rock cut slope areas with a thick soil overburden depth, rock buttresses, rock blankets or other means may be needed to support the soil slopes and to prevent erosion.

Silt fence will be installed prior to ground disturbing work and will remain until slopes are stabilized from further erosion.  All temporary erosion control measures will remain in place until the grass stabilized the soil.

B.	Permanent Stabilization.

All exposed, erodible (non rock cut) areas of the project will be covered with topsoil and then seeded or hydro matted.  Seeding will be applied as soon as practicable after final shaping of the roadway slopes.  Mulch will be used in conjunction with the hydromatting.

(1)	Stabilization Practices.  Permanent stabilization practices include topsoil, surface roughening (tracking), seeding and hydro matting.  The Contractor shall initiate stabilization measures as soon as practicable, but at least within 14 days, on all portions of the site where construction activities have temporarily or permanently ceased. This stabilization may not be required in those areas where work will resume within 21 days, or where snow cover precludes their application as required in the NPDES CGP.  The quicker the Contractor can topsoil and seed/hydro matt the finished slopes, the less risk there is of erosion.

Straw bales placed at the toe of a fill embankment or flowline of a cut ditch will filter sediment from storm water and slow the velocity of the water. Silt fence placed at the toe of a fill embankment will pond water behind it allowing the sediment suspended in the storm water to drop out and be collected behind the fence.  In the event of a storm during construction, either of these temporary measures would act to prevent sediment from entering the receiving waters.

(2)	Structural Practices.  Site specific structural practices are identified in the contract documents (plans).  The Contractor will implement these measures, to the degree attainable, to divert flows from exposed soils, store flows or otherwise limit runoff and the discharge of pollutants from exposed areas of the site.  Structural practices include natural vegetative buffers, culvert pipe inlet/outlet riprap protection, rock (riprap), and headwalls.

The plans specify the locations of riprap and ditch lining to protect newly constructed slopes at culvert outlets and drainage channels respectively. The riprap will be placed on top of geotextile to prevent the migration of fine-grained material from the underlying soils. The riprap and ditch lining will serve to reduce the water velocities and convey the runoff down the slope or ditch, preventing erosion to the slope itself.

Containment berms will be constructed around stockpile and material sites to retain any storm water onsite. The process of stockpiling grubbed material will serve to create containment berms near cut and fill work zones for storm water runoff.

C.	Storm Water Management. Provided below is a description of measures that the Contractor shall install during construction to control pollutants in storm water discharges from the finished project. The installation of these devices may be subject to Section 404 of the Clean Water Act.

Permanent seeding or hydro matting will be employed as needed to establish plant cover on new or disturbed slopes. Mulch, fertilizer, and water will also be provided by the Contractor so that living ground cover can be established as soon as possible. The established vegetation will attenuate the volume of runoff as well as reducing its velocity.

D.	Other Controls.

No solid materials, including construction debris or trash, shall be discharged into Waters of the U.S., except as authorized by a Section 404 Permit.  The disposal of excess excavated material will be in an upland site and stabilized.

E.	Hazardous Materials Handling.

The provisions of this plan shall ensure and demonstrate compliance with applicable State and/or local waste disposal, sanitary sewer or septic system regulations.

F.	Vehicle Tracking.

Section 643 of the contract specifications require the Contractor to sweep or clean the roads to remove any excess mud, dirt or rock left from construction activities.

G.	Sanitary Sewer.

Portable toilet units are required due to the duration of the night time closures.  A contractor specializing in portable toilet units will manage these units for the duration of the project.  Disposal of waste generated in these units will be in accordance with State law at an approved site not on the project.

H.	Revisions.

The Contractor shall include revisions and/or additions to this ESCP in the Contractor's SWPPP.

I.	Plans and Specifications. The following tables are a summary of erosion and sediment control measures included within the Project Plans and Specifications:

Erosion and Sediment Control Measures Summary

| Project Plans |  |  |  |
| --- | --- | --- | --- |
| Line | Sheet No. | Types of Control |  |
|  |  | Stabilization Practices | Structural Practices |
| a. | A1 | Indicates the use of standard silt fence installation details. | Indicates the use of standard silt fence installation details. |
| b. | B1 | Requires Contractor to maintain existing surface and subsurface drainage until completion of permanent drainage installations | Requires Contractor to maintain existing surface & subsurface drainage until completion of permanent drainage installations |
| c. | B1 | Requires Contractor to utilize soil stabilization measures (topsoil, seeding, and hydromatting) and instructs where measures are to be used. | Indicates that Riprap Class I (both Ditch & Embankment Protection) is required and references summary sheets for locations to be constructed. |
| d. | B1 | Indicates clearing limits table. |  |
| e. | B1-13 | Indicates clearing limits by roadway typical sections. |  |
| f. | B6 |  | Indicates the Riprap Class II is required for the new bridge. Contractor is referred to the Bridge sheets for riprap locations and construction methods. |
| g. | B11 |  | Instructs the Contractor how to treat soil overburden in areas of rock excavation depending on depth of the overburden. In addition, indicates the use of Rock Blankets for slope protection with exact locations to be determined by the Engineer in the field. |
| h. | B16 |  | Indicates that Riprap Class II and III are required for roadway construction and references plan sheets for locations. |
| i. | C1 | Shows the project pay items that will mitigate erosion and sedimentation. Items are: Seeding; Water for Seeding; Hydro Matting; Topsoil; Geotextile, Erosion Control, Class I; Erosion and Pollution Control Administration; Temporary Erosion and Pollution Control; and Silt Fence. | Shows the project pay items that will mitigate erosion and sedimentation. Items are: Riprap, Class I; Riprap, Class II; Riprap Class 3 and Silt Fence, Rock Blankets, and Overburden Stabilization. |
| j. | D3 |  | Shows Headwall types and locations. |
| k. | D6 |  | Shows Riprap locations by class. |
| l. | D7 | Shows Seeding, Watering & Hydro matting locations. | Shows Silt fence locations. |
| m. | E6 |  | Shows Matanuska River Access with Riprap Class III. |
| n. | E8-E9, E12-E13 | Indicates seeding locations for excess material site grading plan for Pinochle Creek Fill Detail. | Shows Trail head / Nova Access and excess usable rock excavations grading plan for Pinochle Creek area with buffer zone and silt fence locations. |
| o. | E10 | Indicates seeding locations for excess material site at Cascade Material Source (Cascade Fill Detail). | Details grading plan for excess usable rock excavations. In addition, identifies silt fence locations |
| p. | E15-E21 |  | Details the location and installation of the various classes of riprap (classes I, II, III) and head walls at various culvert locations. |
| q. | E22 |  | Details the removal of the existing culvert and re-contouring of the Pinochle Creek bed and installation of riprap class I. |
| r. | E23 |  | Shows special drainage ditch and riprap class I installation |
| s. | E36 |  | Details Straw Bale installation. |
| t. | F1-F15 |  | Show locations of new culverts with riprap, slope flattening, silt fence, and new bridge, |
| u. | N1 |  | Show layout of new bridge with riprap locations, |
| v. | N2 | Shows the project pay items that will mitigate erosion and sedimentation. Items are: Geotextile, Erosion Control, Class I; | Shows the project pay items that will mitigate erosion and sedimentation. Items are: Riprap, Class II; and Cofferdam. |
| w. | N3 |  | Details Riprap Class II installation and locations along Hicks Creek. |

Erosion and Sediment Control Measures Summary

| Project Specifications |  |  |
| --- | --- | --- |
| Line | Specification | Description |
| a. | Section 107-1.02 | Permits, Licenses, and Taxes. Standard Provisions for off site wetlands determination and permitting. Permits that the Department has received on the Contractor's behalf are part of the contract and outline allowed activities around wetlands and watercourses. It is the Contractor's responsibility to abide by these stipulations, including the timing of construction activities and the use of temporary erosion control measures. |
| b. | Section 107-1.11 | Protection and Restoration of Property and Landscape. Standard Provisions prohibit use of wetland disposal sites. The Contractor is prohibited from using any park, recreation area, wildlife or waterfowl refuge, or historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purpose unless permitted by the contract. In addition, the Contractor may not trespass in or around watercourses except for those within the contract's specified work area. In addition, the Contractor may not excavate, nor use for fill, stockpile, nor dispose of any materials suspected of or found to contain hazardous materials or petroleum fuels. |
| c. | Section 108-1.03 | Prosecution and Progress. Directs the Contractor to submit a draft plan for erosion and pollution control, as required per Section 641. |
| d. | Section 109-1.06 | Progress Payments. This section specifies the penalty for failure to comply with the requirements of the National Pollution Discharge Elimination System General Permit for Alaska as well as the penalty for failure to submit schedules in accordance with Subsection 108-1.03. |
| e. | Section 202-3.01 | Removal of Bridges, Culverts, and other Drainage Structures. Requires the Contractor to address the removal of the existing Hicks Creek bridge (Bridge No. 547) in his SWPPP. |
| f. | Section 203-3.0 | Construction Requirements. This section specifies conditions for excavation and embankment construction. |
| g. | Section 205-3.01 | Excavation. This section specifies that streambed channels shall not be altered and excavated materials shall not be placed in natural stream channels unless shown on the Plans or approved in writing. In addition, provisions control the installation and removal of cofferdams. |
| h. | Section 501-3.07 | Placing Concrete. This section prohibits the Contractor from expelling concrete and water from the top of the shaft into the creek. |
| i. | Section 514-1.05 (s), (t) | General Requirements and Submittals. This section requires the Contractor to submit environmental control procedures to be used to prevent loss of slurry, concrete or other shaft materials into waterways or other protected areas during pouring of the drilled shafts. In addition, provisions required the Contractor to detail waste water and concrete disposal procedures. |
| j. | Section 514-3.04 | Excavations and Equipment. This section requires the Contractor to dispose unsuitable and excess materials encountered during excavation in a manner consistent with the requirements of the approved SWPPP. |
| k. | Section 611-3.01 | Construction Requirements. This section specifies the riprap to be used for protection of the bridge piers. |
| l. | Section 618 | Seeding. This section controls the work for the furnishing, application, and maintenance of materials needed to provide a living vegetative cover (stabilization) on new or disturbed slopes as well as any areas directed by the Engineer |
| m. | Section 619 | Soil Stabilization. This section controls the work for the furnishing, application, and maintenance of hydraulically applied soil stabilization matting. |
| n. | Section 631 | Geotextile for Subsurface Drainage and Erosion Control. This section specifies geotextile fabric utilized for erosion control. |
| o. | Section 633 | Geotextile for Sediment Control. This section specifies the install, use, maintenance and removal of temporary silt fence |
| p. | Section 641 | Erosion and Pollution Control. This section outlines the plans and documentation the Contractor must submit to the Department. These plans will outline the control of storm water pollutants (SWPPP) and hazardous material containment (HMCP). The Contractor will develop and submit for acceptance a SWPPP for accomplishment of erosion and pollution control measures. After the SWPPP has been accepted, the Department and the Contractor, as co-permittees, will implement the SWPPP. This section requires amendments be made to the SWPPP upon request by the Engineer or whenever there is a change in design, construction, operation, or maintenance. The Contractor will be assessed penalties for the failure to correct identified deficiencies as described in this section. |
| q. | Section 643-3.04 | Traffic Control Devices. This section provides for sweeping paved roadways and haul routes by collecting loose materials rather than ejecting them to the shoulder of the road. This section also provides for watering which may be used for dust control. |
| r. | Section 724 | Seed. This section specifies the requirements for grass seed, used to prove a living vegetative cover. |
| s. | Section 725 | Fertilizer. This section specifies the material to be used for fertilizer. |
| t. | Section 726 | Topsoil. This section specifies the material to be used for topsoil |
| u. | Section 727 | Soil Stabilization Material. This section specifies the material to be used for soil stabilization. |
| v. | Section 729 | Geotextiles. This section specifies requirements for geotextile materials. |

- Compliance with Federal, State, and Local Regulations.

- All environmental permits obtained for the project on behalf of the Contractor are appended to the Contract and become enforceable specifications.  The Department and the Contractor file as joint operators under the NPDES CGP for Alaska and are therefore jointly responsible for compliance with the SWPPP.

- Maintenance.

The Contractor shall maintain, in good and effective operating conditions, vegetation, erosion and sediment control measures and other protective measures identified in this plan and in the Contract Documents.  These are the inspection and maintenance practices that will be used to maintain erosion and sediment controls.

All control measures will be inspected at least once a week and following any storm event of 12mm (0.5 inch) or greater.

All control measures will be maintained in good working order. If a repair is necessary, it will be initiated within 24 hours.  Temporary and permanent seeding will be inspected for bare spots, washouts and healthy growth.

Built up sediment will be removed from sediment structures before it has reached 1/3 of the height of the structure.  Depending on accessibility, machinery or hand operations can be used.  Once construction activities have permanently ceased, any accumulated sediment shall be removed to a upland site and stabilized or transported to a disposal area.

Clean and regrade any roadway drainage ditches that are filled with sediment.

A maintenance inspection report will be made after each inspection and submitted to the Engineer.

If straw bales are used, they may require replacement during construction since they deteriorate quickly. They require frequent maintenance during periods of rainfall, and should be inspected often. When vegetation is established, the accumulated sediment may be spread, seeded, and then mulched with the straw bales. Where approved by the Engineer, straw bales may be left in place to decompose with grass seed spread on the sediment that has collected behind the barrier.

The Contractor will select qualified individuals who will be responsible for inspections, maintenance and repair activities, and filling out the inspection and maintenance reports.  These people will be trained in all inspection and maintenance practices necessary for keeping the erosion and sediment controls used on site in good working order.

- Inspections. Inspections shall be conducted in accordance with Section 641, Erosion and Pollution Control, of the project specifications.

- Non-Storm Water Discharges.

It is expected that the following non-storm water discharges will occur from the site during the construction period.  A record of all non storm-water discharge events must be appended to the SWPPP.

(1).	Uncontaminated ground water from dewatering excavations.  All non-storm water discharges will be directed to sediment traps prior to discharge and processed in accordance with ADEC Wastewater Discharge General Permits.

(2).	Uncontaminated water from watering trucks used for the purpose of embankment and structural section construction (compaction) and dust control.  Features in place along the embankment will control this non-storm water discharge.  A water truck may be used to control dust at the site as necessary.

(3).	Uncontaminated water from watering trucks used for the purpose of watering the topsoil and seeded slopes to maintain a living, vegetative cover.  Features in place along the embankment will control this non-storm water discharge.

APPENDIX B

PERMITS

APPENDIX C

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX D

PROPERTY OWNER AGREEMENTS

APPENDIX E

MATERIALS CERTIFICATION LIST