PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

(METRIC)

98M

MIDTOWN SEGMENT OF THE NORTH SOUTH TRAIL

TEA-0001(159)/52509

SPECIAL NOTICE TO BIDDERS

The following information is available at 4111 Aviation Avenue to assist in preparing your bids:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Quantity Computations

b.	Cross Sections

c.	State of Alaska Department of Transportation and Public Facilities publication, Alaska Storm Water Pollution Prevention Plan Guide, June 1, 2004.

d.	Department of Transportation and Public Facilities - Sign Face Fabrication Requirements

e.	Alaska Test Methods Manual (Lab & Field), 2004 Edition. ($25.00)

f.	Standard Specifications for Highway Construction 1998 Metric. ($25.00)

g.	Geotechnical Report Titled ”Existing Geotechnical Data Review and Evaluation Midtown North South Trail Design TEA-0001(159)-52509”, Anchorage, Alaska, February 23, 2000 by Golder Associates Inc.

2.	Bidders are hereby notified the following data is available for review in the Plans Room (4111 Aviation Avenue):

a.	Memorandum of Agreements

b.	Temporary Construction Permits

c.	Temporary Construction Easements

3.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Utilities Engineer, (907) 269-0647.

4.	The Department has approved an environmental document addressing concerns and environmental commitments and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0549.

5.	The Materials Certification List (MCL) has been included in Appendix D.  This list is provided for the Contractor to determine which materials will require submittal to the Project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

6.	The Department requires all workers within the project limits to wear an outer visible surface or layer of high visibility color and retro reflectivity.  See Subsection 643-3.11, High Visibility Clothing for requirements.

TABLE OF CONTENTS

Section 101 Definitions and Terms	1

Section 102 Bidding Requirements and Conditions	2

Section 103 Award and Execution of Contract	3

Section 105 Control of Work	4

Section 106 Control of Material	10

Section 107 Legal Relations and Responsibility to Public	13

Section 108 Prosecution and Progress	15

Section 109 Measurement and Payment	17

Section 120 Disadvantaged Business Enterprise (DBE) Program	19

Section 201 Clearing and Grubbing	29

Section 202 Removal of Structures and Obstructions	30

Section 203 Excavation and Embankment	31

Section 301 Aggregate Base Course	33

Section 501 Structural Concrete	34

Section 514 Concrete Surface Treatments	36

Section 603 Culverts and Storm Drains	37

Section 604 Manholes and Inlets	38

Section 607 Fences	39

Section 608 Sidewalks	43

Section 609 Curbing	48

Section 615 Standard Signs	49

Section 618 Seeding	51

Section 620 Topsoil	54

Section 621 Planting Trees and Shrubs	55

Section 622 Rest Area Facilities	63

Section 627 Water System	68

Section 635 Insulation Board	74

Section 640 Mobilization and Demobilization	75

Section 641 Erosion and Pollution Control	76

Section 642 Construction Surveying and Monuments	83

Section 643 Traffic Maintenance	84

Section 644 Services to be Furnished by the Contractor	96

Section 647 Equipment Rental	98

Section 660 Signals And Lighting	101

Section 662 Signal Interconnect	130

Section 670 Traffic Markings	132

Section 702 Asphalt Materials	137

Section 703 Aggregates	138

Section 708 Paints	139

Section 710 Fence and Guardrail	140

Section 712 Miscellaneous	141

Section 724 Seed	142

Section 726 Topsoil	143

Section 727 Soil Stabilization Material	144

Section 729 Geotextiles	145

Section 730 Sign Materials	146

Section 740 Signals And Lighting Materials	147

Appendix A	Permits
Appendix B	Erosion and Sediment Control Plan
Appendix C	Construction Surveying Requirements
Appendix D	Materials Certification List
Appendix E	Utility Company Construction Requirements

Section 101
Definitions and Terms

Standard Modification

101-1.03 DEFINITIONS. Add the following definition:

Interim Work Authorization. A written order by the Engineer initiating changes to the Contract, within its general scope, until a subsequent Change Order is executed.

(06/25/99)M68

Special Provisions

Add the following definition:

NON-FROST SUSCEPTIBLE MATERIAL.. Material that contains 6 percent or less passing the 0.075 mm  screen as determined by sieve analysis performed with WAQTC FOP for AASHTO T 27/T 11 on minus 75 mm material.

(11/29/01)R1M98

Section 102
Bidding Requirements and Conditions

Special Provisions

102-1.11 ADDENDA REQUIREMENTS. Delete this Subsection in its entirety and substitute the following: Addenda will be issued to the individual or company to whom bidding documents were issued. Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph, courier, and in special circumstances by phone. Addenda will be issued to the address, telefacsimile number or phone number as stated on the planholder's list unless picked up in person or included with the bid documents. It is the bidder's responsibility to insure that he has received all addenda affecting the Invitation For Bids. No claim or protest will be allowed based on the bidder's allegation that he did not receive all of the addenda for an Invitation For Bids.

All addenda shall be acknowledged on the Proposal or by telegram or telefacsimile prior to the scheduled time of bid opening. If no addenda are received by the bidder, the word "None" should be entered on the Proposal Form.

(2/1/00)R171M98

Section 103
Award and Execution of Contract

Standard Modification

Add the following after item 9: In addition to the circumstances described above, the Contractor may request permission from the Contracting Officer to add or replace a listed subcontractor. The request must be made in advance, in writing, specifically detailing the basis for the request, and shall include appropriate supporting documentation. The Contracting Officer will approve the request if it is determined to be in the best interest of the State.

(10/28/99) M 84

Standard Modification

103-1.02 AWARD OF CONTRACT. In the third paragraph, change “practical” to “practicable”.

(06/25/99)M 69

Section 105
Control of Work

Standard Modification

105-1.02 PLANS AND WORKING DRAWINGS. Replace the fifth paragraph with the following:

Upon receipt of an approved copy of the working shop drawings, the Contractor shall furnish to the Engineer:

1.	Enough additional copies to provide 8 approved sets of prints.

2.	One set of reproducible transparencies (polyester film).

3.	If requested, an electronic file in AutoCAD drawing interchange format (.DXF).

(09/30/99) M 85

Special Provisions

105-1.06 COOPERATION WITH UTILITIES. Add the following: Request locates from all the utilities having facilities in the area.  Use the Alaska Digline, Inc. Locate Call Center for the following utilities:

ALASKA DIGLINE, INC. Locate Call Center Anchorage Area…………………278-3121 Statewide………800-478-3121 who will notify the following:

ACS Aircraft Service International Group Alaska Fiberstar Alaska Native Hospital Alaska Railroad Corp Anchorage School District Anchorage Water & Wastewater Alyeska Cable AT&T Alascom, Inc. City of Wasilla Chugach Electric Assoc DOT Street Lights, State of Alaska Enstar Natural Gas Eyecom TV/Interior Telephone GCI Communications Homer Electric Assoc. Interior Telecom. Marathon Oil Matanuska Electric Assoc Matanuska Telephone Assoc MOA Street Maint. Dept MFS Technologies, inc. Tesoro Alaska Pipeline Mukluk Telephone Association Municipality of Anchorage Municipal Light & Power Phillips Petroleum PTI Telalaska Unocal United Utilities Yukon Telephone

Call the following utilities and agencies directly:

Contact the Central Region Maintenance & Operations Office at 269-0760 to obtain the appropriate District Superintendent’s phone number for this project.

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

Work around those utilities not designated for relocation in the plans and the following utility specific coordination.  The Contractor shall bear the expense for changes or additional relocation requested for the Contractor’s convenience.

Work around utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

The Contractor shall bear the responsibility for changes in contract scheduling that result in the conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Schedule and coordinate the utility relocations with project construction as set forth in Section 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required before utility relocation.

Payment will be made as follows:

1.	Subsidiary to Item 642(1), Construction Surveying, if the Contractor is  required to provide the surveying as part of the contract an/or

2.	Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of the two (2) week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer, fifteen (15) calendar days advance written notice for required staking.

Provide the Utility Companies fifteen (15) calendar days advance written notice of the relocations described below to begin.  The Utility Companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work before beginning work with another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit the Contractor, through the Engineer, from working near the utility’s facilities when the ground is frozen.

Specific coordination requirements for the specific utilities are included below:

(4/1/03)R3M98

1.	MUNICIPAL LIGHT & POWER (ML&P). ML&P’s existing underground electrical circuit paralleling “A” Street across the proposed WalMart Spur at Station 1+770 Rt. will require relocating due to the proposed Spur cut. ML&P will place a new switch cabinet base north of the proposed cut. From this point south through the cut section ML&P will replace the conduits below the proposed cut, and will tie into the existing conduits. Once the conduits have been replaced and tied back into the existing the cables will be pulled from the existing switch cabinet at station 1+720 Rt. to the new switch cabinet where the circuit will be spliced into the cables to the north. ML&P will require seven (7) calendar days to complete the relocation.

2.	ALASKA COMMUNICATIONS SYSTEMS (ACS). ACS owns an existing telephone cable that was installed in a joint trench with ML&P through the proposed WalMart Spur and will require relocation. ACS will follow ML&P’s relocation in that the conduits and cable will be replaced through the same area. ACS will require six (6) calendar days to complete the relocation.

3.	ENSTAR NATURAL GAS COMPANY (ENSTAR). ENSTAR’S Existing gas line located through the proposed WalMart Spur may require adjustment due to the proposed cut. You will be required to stake the proposed cut limits to allow ENSTAR to determine if lowering is required. If it is determined that lowering is required ENSTAR will require two (2) calendar days to complete the work.

ENSTAR’s existing service line located at station 2+420 Rt. will require relocation due to the proposed retaining wall. You will be required to stake the wall construction limits, ENSTAR will then re-install a new service around the south end of the wall. ENSTAR will require two (2) calendar days to complete the required relocation.

ENSTAR’S Existing gas line located between stations 2+480 Rt. and 2+540 Lt. may require lowering through the proposed cut. You will be required to stake the proposed cut limits to allow ENSTAR to determine if lowering is required. If it is determined that lowering is required ENSTAR will require three (3) calendar days to complete the work.

Work around ENSTAR’s facilities shall adhere to the Safety Requirements for Excavation Adjacent to Natural Gas Pipelines attached as Appendix E.

105-1.07 COOPERATION BETWEEN CONTRACTORS. Add the following: The following projects may be under construction concurrently with this project:

1.	Anchorage Arterial Resurfacing, C Street; Tudor to Fireweed

Owner:		State of Alaska Department of Transportation

Contact:	Harold Henderson ADOT – 346-1112

Contractor:	Wilder Construction

2.	40th Avenue Extension - Eureka Drive to B Street

Owner:		Municipality of Anchorage Project Management & Engineering

Contact	Shawn Dooley MOA – 343-8446

Contractor:	Alaska Construction and Paving

3.	Denali Street Reconstruction – Fireweed Lane to 40th Avenue

Owner:		Municipality of Anchorage Project Management & Engineering

Contact:	Shawn Dooley MOA – 343-8446

Contractor:	Quality Asphalt Paving

4.	C Street at Chester Creek OGS/Outfall Upgrade

Owner:		Municipality of Anchorage Project Management & Engineering

Contact:	Edgar Tinajero MOA – 343-8175

Contractor:	Construction Unlimited, Inc.

5.	Central Region Safety Projects Construction – 2004 (Signal Construction @ C St./32nd)

Owner:		State of Alaska Department of Transportation

Contact:	Art Johnson USKH – 343-5242

Contractor:	Not yet determined.

Coordinate traffic control, construction, and material hauling operations with the prime contractor of the above projects so as to minimize impact on the traveling public, and to minimize conflicts with the work being performed under the other contracts.

(2/1/00)R175M98

105-1.13 MAINTENANCE DURING CONSTRUCTION. Add the following: Inspect and clean all storm drain sumps and petroleum separator manholes during the construction season and prior to winter shutdowns. This inspection and maintenance of the storm drain system will not be paid for directly but will be subsidiary to work paid for under Sections 603 and 604.

(2/1/00)R4M98

105-1.15 PROJECT COMPLETION. Delete the last paragraph and substitute the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work specified under Subsection 618-3.04, Maintenance of Seeded Areas; and Subsection 621-3.04, Period of Establishment; Subsection 641-2.01, Storm Water Pollution Prevention Plan (SWPPP) Requirements and Subsection 641-3.01, Construction Requirements, a letter of project completion will be issued by the Engineer.  Project completion will relieve the Contractor from further maintenance responsibilities, except under Subsections 618-3.04, and 621-3.04, 641-2.01 and 641-3.01, and will stop the count of contract time but will not relieve him of any obligations under the Contract.

(2/06/02)R237M98

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Delete this Subsection in its entirety and substitute the following:

Notify the Engineer as soon as you become aware of any act or occurrence which may form the basis of a claim for additional compensation or an extension of Contract time or of any dispute regarding a question of fact or interpretation of the Contract.

If the matter is not resolved by agreement within 7 days, submit any Intent to Claim, in writing, within the next 14 days.

If you believe additional compensation or time is warranted, immediately begin keeping complete, accurate, and specific daily records concerning every detail of the potential claim including actual costs incurred.  Give the Engineer access to any such records and furnish the Engineer copies, if requested.  Equipment costs must be based on your internal rates for ownership, depreciation, and operation expenses and not on published rental rates.

Submit any Claim to the Contracting Officer, in writing, within 90 days of the act or occurrence forming the basis of the claim.  The Contracting Officer will acknowledge receipt of the Claim in writing.

You waive any right to claim if the Engineer was not notified properly or afforded the opportunity to inspect conditions or monitor actual costs.

The Claim must include all of the following:

1.	The act, event, or condition the claim is based on.

2.	The Contract provisions which apply to the claim and provide relief.

3.	The item or items of Contract work affected and how they are affected.

4.	The specific relief requested, including Contract time if applicable, and the basis upon which it was calculated.

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of your knowledge and belief, and that the amount requested accurately reflects the Contract adjustment which you believe is due.

The Claim, in order to be valid, must not only show that you suffered damages or delay but that it was caused by the act, event, or condition complained of and that the Contract provides entitlement to relief for such act, event, or condition.

The Department can make written request to you at any time for additional information relative to the Claim.  Provide the Department such additional information within 30 days of receipt of such a request.  Failure to furnish such information may be regarded as a waiver of the Claim.

You will be furnished the Contracting Officer’s Decision within 90 days, unless additional information is requested by the Contracting Officer.  The Contracting Officer’s Decision is final and conclusive unless, within 14 days of receipt of the decision, you deliver a Notice of Appeal to the Appeals Officer.  Procedures for appeals are covered under AS 36.30.625 and AS 36.30.630.

(03/26/01) M101

Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district.

(3/21/01)R93

Section 106
Control of Material

Special Provisions

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS. Add the following:

Buy America Provision. The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater. For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States. The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition. These processes include rolling, extruding, machining, bending, grinding, drilling, etc. The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore. It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework). Further, it does not apply to materials which remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement. There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision. Non-conforming products shall be replaced at no expense to the State. Failure to comply may also subject the Contractor to default and/or debarment. False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.

(08/31/99)S 13

106-1.02 LOCAL MATERIAL SOURCES. Add the following under Item 2. Inspection and Acceptance:  In compliance with 30CFR46.11, have the Operator of the sand and gravel surface mine (materials source) provide Site-specific Hazard Awareness Training for the Engineer’s personnel (non-miners) before to beginning operations in the surface mine.  Offer the training at each surface mine that will be used to supply processed aggregates.  A competent person must provide the training according to the Operator’s written training plan as approved by the Mine Safety and Health Administration, and covering the following items:

a.	Site specific health and safety risks.

b.	Recognition and avoidance of hazards.

c.	Restricted areas.

d.	Warning and evacuation signals.

e.	Other special safety procedures.

f.	Site tour.

Upon completion of this training, the Engineer’s personnel will sign a Visitor’s Log Book to indicate that training was provided.

(05/01/02)R262M98

106-1.03 TESTING AND ACCEPTANCE. Add the following:

When the specifications refer to the following test methods, use the corresponding ‘New Test Method’ shown below.  ATM = Alaska Test Method.  AASHTO = American Association of State Highway and Transportation Officials.  FOP = Field Operating Procedure.  WAQTC = Western Alliance for Quality in Transportation Construction.

Test Method	Test Method

ATM T-1	AASHTO T 87 and T 88

ATM T-4	WAQTC FOP for AASHTO TP 61

ATM T-5	WAQTC FOP for AASHTO T 255/T 265

ATM T-6	ATM 203

ATM T-7	WAQTC FOP for AASHTO T 27/T 11

ATM T-8	WAQTC FOP for AASHTO T 152

ATM T-9	ATM 306

ATM T-11	WAQTC FOP for AASHTO T 310 and WAQTC FOP

for AASHTO T 224

ATM T-12	ATM 212

ATM T-13	ATM 313

ATM T-14	ATM 414

ATM T-17	ATM 417

ATM T-18	WAQTC FOP for AASHTO T 166/T 275

ATM T-22	ATM 412

ATM T-23	ATM 405

Test Method	Test Method

ATM T-25	WAQTC TM 6

ATM T-30	ATM 520

AASHTO T 2	WAQTC FOP for AASHTO T 2

AASHTO T 11	WAQTC FOP for AASHTO T 27/T 11

AASHTO T 23	WAQTC FOP for AASHTO T 23

AASHTO T 27	WAQTC FOP for AASHTO T 27/T 11

AASHTO T 30	WAQTC FOP for AASHTO T 30

AASHTO T 40	WAQTC FOP for AASHTO T 40

AASHTO T 85	WAQTC FOP for AASHTO T 85

AASHTO T 89	WAQTC FOP for AASHTO T 89

AASHTO T 90	WAQTC FOP for AASHTO T 90

AASHTO T 99	WAQTC FOP for AASHTO T 99/T 180

AASHTO T 110	WAQTC TM 6

AASHTO T 119	WAQTC FOP for AASHTO T 119

AASHTO T 121	WAQTC FOP for AASHTO T 121

AASHTO T 141	WAQTC TM 2

AASHTO T 152	WAQTC FOP for AASHTO T 152

AASHTO T 166	WAQTC FOP for AASHTO T 166/T 275

AASHTO T 180	WAQTC FOP for AASHTO T 99/T 180

AASHTO T 168	WAQTC FOP for AASHTO T 168

AASHTO T 176	WAQTC FOP for AASHTO T 176

AASHTO T 209	WAQTC FOP for AASHTO T 209

AASHTO T 224	WAQTC FOP for AASHTO T 224

AASHTO T 248	WAQTC FOP for AASHTO T 248

AASHTO T 255	WAQTC FOP for AASHTO T 255/ T 265

AASHTO T 265	WAQTC FOP for AASHTO T 255/ T 265

AASHTO T 267	ATM 203

AASHTO T 275	WAQTC FOP for AASHTO T 166/T 275

(02/05/04)S96

Section 107
Legal Relations and Responsibility to Public

Special Provisions

107-1.02 PERMITS, LICENSES AND TAXES. Add the following: Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact cultural resources. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715. If  cultural resources are discovered during construction activities, stop work at that site and notify the Engineer.

Provide a wetland specialist able to conduct wetlands determinations and delineations according to the Corps of Engineers 1987 Wetland Delineation Manual.  The wetland specialist shall conduct the determination and delineations of sites outside the project limits or not previously permitted, impacted by the Contractor's operations. These delineations will be subject to Corps of Engineers approval.

Provide the Engineer a copy of permits or clearances received before using sites outside the project limits.  Additionally, provide the Engineer a written statement that permits or clearances have been obtained.  Also provide a written statement to the Engineer listing agencies or offices contacted that responded that no additional action is required.

Provide information to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge storm water from the construction site. Refer to Section 641, Erosion, Sediment, and Pollution Control for requirements for this permit.

A Municipality of Anchorage (MOA) Right-of-Way Use permit will be required and it is your responsibility to obtain this permit and any additional permits required by MOA.  The Municipality will require a copy of the approved Traffic Control Plan and a copy of the Notice to Proceed from you.

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE. Add the following: If required water for construction purpose from a non-municipal water source, obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624.

(05/29/02)R7M98

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE. Add the following before the last paragraph: When construction activities meet any of the following conditions, advise the appropriate owning Utility(s) in writing at least 24 hours in advance of work.

1.	Operations anticipated being within 3 m of an overhead electrical line.

2.	Operations anticipated to be within 0.9 m of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment that is capable of coming within 3 m of an overhead electrical line.

The notice shall indicate the location and duration of the work.

Provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 4.6 m of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services

(7/30/99)R170M98

Add the following Subsection:

107-1.21 FEDERAL AFFIRMATIVE ACTION. The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120
Training Program	Section 645
Federal EEO Bid Conditions	Form 25A301
EEO-1 Certification	Form 25A304
DBE Subcontractable Items	Form 25A324
ADOT&PF Training Program Request	Form 25A310
Training Utilization Report	Form 25A311
Contact Report	Form 25A321A
DBE Utilization Report	Form 25A325C
Summary of Good Faith Effort Documentation	Form 25A332A
Required Contract Provisions, Federal-Aid Contracts	Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.  In addition to the reports required in the above references, the Contractor shall submit a copy of Form CC-257 to the Department by the 15th of each month of the current construction season, reflecting the composition of the previous month’s workforce. This information must also be made available, upon request, to the US Department of Labor, OFCCP.

(08/13/98)S80

Section 108
Prosecution and Progress

Standard Modification

108-1.01 SUBLETTING OF CONTRACT. Delete the last paragraph under Item 4. and add the following to Item 5:

The Contractor shall ensure that the required prompt payment provisions of AS 36.90.210 are included in all subcontracts.

(10/28/99) M 70

Special Provisions

108-1.03 PROSECUTION AND PROGRESS. Delete the last sentence of the first paragraph and substitute the following: Submit the following at the Preconstruction Conference:

Delete item 1. A progress schedule. and substitute the following:

1.	A Critical Path Method (CPM) Schedule is required, in a format acceptable to the Engineer, showing the order the work will be carried out and the contemplated dates the Contractor and subcontractors will start and finish each of the salient features of the work, including scheduled periods of shutdown.  Indicate anticipated periods of multiple-shift work in the CPM Schedule.  Revise to the proposed CPM Schedule promptly.  Promptly submit a revised CPM Schedule if there are substantial changes to the schedule, or upon request of the Engineer.

(12/13/02)R261M98

Delete Item 5 of the first paragraph and substitute the following:

5.	The submittals identified under subsection 641-1.03, Submittals.

(01/31/02)R160M98

108-1.06 DETERMINATION AND EXTENSION OF CONTRACT TIME. Delete the 2nd paragraph under item 3 “Suspension and Extension of Contract Time,” and substitute the following:

The count of Contract time shall continue through the suspension of work in the following conditions:

1.	those instances where the Engineer orders suspension of the work for unsafe conditions,

2.	for failure by the Contractor to carry out contractual provisions, or

3.	for failure to carry out orders given by the Engineer within the limits of his contractual authority.

In the instance where the Engineer suspends a controlling item of work due to adverse weather conditions for one or more calendar days, the number of days included in the suspension period shall extend the completion date.

(2/15/01)R242M98

Section 109
Measurement and Payment

Standard Modification

109-1.05 COMPENSATION FOR EXTRA WORK.

Under item 1. Labor:

Delete: “(supported by proof of rates)”.

Delete paragraph d., and substitute the following:

d.	plus Workers’ Compensation at 8% of a. The actual net rate will be used only when it exceeds 10% and when proof of rates are submitted within 30 days of the completion of the extra work.

(5/31/00)M90

1.	Labor. Replace subparagraphs e. and f., with the following:

e.	plus either subsistence and travel allowances, or prorated camp costs

f.	plus 35% of the sum of a, c, d, and e.

(02/08/01)M71

Special Provision

Under item 3, Equipment, change the first sentence to read: … “Rental Rate Blue Book for Construction Equipment”, published by Primedia, 1735 Technology Drive, Suite 410, San Jose, CA, 95110-1313.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.

(1/27/00)R14

Standard Modification

Delete item 5. and substitute the following:

5.	Work by a Subcontractor. The Contractor will receive a 5% markup on the total time and materials work defined in 1 through 4 above which is performed by an approved subcontractor or owner-operator. This markup will be for administrative expenses incurred in connection with the work. No percentage will be paid on work covered under bid items in the original Contract. No percentage over the amount covered above will be paid if the work is done by a lower tier subcontractor.

(02/08/01)M71

109-1.06 PROGRESS PAYMENTS. Add the following: Failure to submit schedules according to subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from subsequent progress payments.  The Engineer, upon receipt of current schedules from the Contractor, will release this amount.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion, Sediment, and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from subsequent progress payments.  This amount will be released by the Engineer upon satisfactory completion of the requirements of the permit.

(02/04/02)R137a

109 1.07 PAYMENT FOR MATERIALS ON HAND. Add the following: The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska, at a location acceptable to the Engineer. (9/1/89)R16

Add the following Section:

Section 120
Disadvantaged Business Enterprise (DBE) Program

Special Provision

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds.  The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as ADOT&PF deems appropriate. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS. The following definitions will apply.

1.	Broker. A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

2.	Commercially Useful Function (CUF). The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment. The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself. To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its performance of the work. Other relevant factors will be considered. The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the Contract.

3.	Disadvantaged Business Enterprise (DBE). An enterprise which is a for-profit small business concern

a.	that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

b.	whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

c.	has been certified by the Department in accordance with 49 CFR, Part 26.

4.	DBE Key Employee. Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

5.	DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

6.	Good Faith Efforts. Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

7.	Manufacturer. A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

8.	Notification. For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report. Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

9.	Regular Dealer. A DBE certified by the Department in a supply category that

a.	maintains an in-house inventory on a regular basis of the particular product provided to this project; and

b.	keeps an inventory in an amount appropriate for the type of work using that product; and

c.	offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

d.	fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL. The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount. A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

1.	Phase I - Bid. Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

2.	Phase II - Award. The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

a.	Written DBE Commitment. Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

1)	A description of the work that each DBE will perform;

2)	The dollar amount of participation by the DBE firm;

3)	Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

4)	Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

b.	DBE Utilization Report. Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

c.	Good Faith Effort Documentation. Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal. If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal. If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

3.	Phase III - Construction.

a.	Designation of DBE/EEO Officer. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

b.	DBE Creditable Work. The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

c.	DBE Replacement. If a DBE replacement is approved by the Engineer, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

1)	The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

2)	If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

d.	DBE Utilization Goal. The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

1.	Good Faith Effort Criteria. The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

a.	Consideration of all subcontractable items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening. It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

b.	If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

c.	Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening. The bidder must give the DBEs no less than five days to respond. The bidder may reject DBE quotes received after the deadline. Such a deadline for bid submission by DBEs will be consistently applied. DBEs certified to perform work items identified on Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor. Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

d.	Non-competitive DBE quotes may be rejected by the bidder. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service. Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation. Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

e.	Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

f.	Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

g.	Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

h.	Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding. Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

i.	Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration. Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration. Such an opportunity must be exercised by the bidder within 3 calendar days of notification it has failed to meet the requirements of this subsection. As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

a.	The decision on reconsideration will be made by the DBE Liaison Officer.

b.	The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so. If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

c.	The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder. The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

d.	The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

1.	Creditable Work. Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section. CUF is limited to that of a:

a.	regular dealer;
b.	manufacturer;
c.	broker; 
d.	subcontractor; 
e.	joint-venture; or
f.	prime contractor.

2.	Determination of Commercially Useful Function. In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that all of the following requirements are met:

a.	The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

b.	A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking. The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm. A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker. (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

c.	The DBE is certified in the appropriate category at the time of

1)	the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

2)	the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

d.	The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

e.	The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

f.	The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

1)	The work performed will be necessary and useful work required for the execution of the Contract.

2)	The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

3)	The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

4)	The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department. The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

5)	The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

6)	All subcontract work, with the exception of truck hauling, will be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

7)	The DBE will control all business administration, accounting, billing, and payment transactions. The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

g.	On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

3.	Decertification of a DBE. Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal. The Contractor must still meet the DBE Utilization Goal by either

a.	withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

b.	continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

1)	increasing the participation of other DBEs on the project;

2)	documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

3)	by a combination of the above.

4.	DBE Rebuttal of a Finding of no CUF. Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE. Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination. The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE. In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

2.	The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

3.	It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

2.	Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials. This shall include DBE trucking firms certified as a subcontractor and not a broker. Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

3.	Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

4.	Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

5.	Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

6.	Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

7.	Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the premium cost.

8.	Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work. If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work. Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06.

(11/17/00)S33

Section 201
Clearing and Grubbing

### 201-2.06 DISPOSAL. Delete this Subsection in its entirety and substitute the following:

A disposal site for trees, brush, outsized boulders, and other objectionable debris shall be Contractor-furnished. Unclassified excavation shall be disposed of at either the municipal sanitary landfill area off Hiland Road, the Anchorage Regional Composting Facility off Point Woronzof Road, or at a Contractor-furnished disposal site.  Unclassified excavation or any material containing stumps, brush, or other construction debris will be charged at the current disposal fee at the municipal sanitary landfill. Contractor-furnished disposal sites shall conform to Appendix Chapter 33 of the 1994 Uniform Building Code (UBC), as adopted and amended by the Municipality of Anchorage.

201-4.01 BASIS OF PAYMENT. Add the following:  Clearing and grubbing shall be subsidiary to Item 203(3) Unclassified Excavation.

Section 202
Removal of Structures and Obstructions

Special Provisions

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS AND CURBS. Add the following: Pavement removed may be used for embankment construction if it is not exposed at the completed embankment surface.  The maximum allowable dimension of the broken asphalt pieces is 150 mm.

Obtain a solid waste disposal permit from DEC or use a site previously approved by DEC for disposal of removed asphalt if not using it in the embankment.  A DEC permitting officer in Anchorage may be contacted at 269-7590.

(3/29/01)R84M98

Section 203
Excavation and Embankment

Special Provisions

203-3.01 GENERAL. Add the following:  Obliteration of trail includes all grading operations necessary to incorporate the existing trail into the new trail and surroundings in order to provide a pleasing appearance from the new trail.  Fill ditches not required for drainage and grade to the approximate original contour of the ground.  Obliterate trail where indicated on the Plans in association with Item 202(2) Removal of Pavement.

203-3.02 EMBANKMENT CONSTRUCTION. On page 88, delete the first sentence of the second paragraph, and substitute the following: Place roadway embankment of earth materials in horizontal layers not exceeding 200 mm in thickness measured before compaction. Each layer of classified material shall have its joint offset from the joint below, longitudinally by 300 mm and transversely by 3 m.

Add the following: Where the Plans call for placement of selected material and excavation is required, the existing material may be left in place at the Engineer’s discretion if tests determine that it will meet the appropriate selected material requirements. Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope of Work.

(03/14/02)R23M98

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL. Delete this Subsection in its entirety and substitute the following: Construct embankments with moisture and density control from specified materials placed and compacted at approximately their optimum moisture content.  Dry or moisten material as required.

Compact embankment material to not less than 95% of the maximum dry density as determined by WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, or ATM T-12.  The Engineer will determine in-place field densities using WAQTC TM 7 and WAQTC FOP for AASHTO T 224.

The Engineer will determine the maximum dry density of free-draining, non-plastic, cohesionless materials with less than 10% by weight passing the 0.075-mm sieve using ATM T-12.  (For some materials it may be necessary to perform both ATM T-12 and WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, in which case the highest maximum dry density is used.)  For materials with greater than 80% by weight passing the 4.75 mm sieve, WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, Method A with the plus 4.75 mm material removed and treated as oversize will be used.  WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, Method D will be used for materials with greater than 60% by weight passing the 19.0 mm sieve with the plus 19.0 mm material removed and treated as oversize.

WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9 will be performed in accordance with Note 7 (the 12 hour stand time may be waived if the sample has not been dried to less than four percentage points below the optimum moisture content) and modified so that the moisture content of each trial is determined from the complete specimen and reported to the nearest 0.1%.  Section 13 is modified to include: 13.1.6 Bulk Specific Gravity of the oversize material; 13.1.7 Apparent Specific Gravity of the tested material minus the oversize; and 13.1.8 Zero Air Voids Curve calculated and plotted in accordance with ASTM D 1557, Sections 11.2 and 11.5.

(03/14/02)R193M98

203-4.01 METHOD OF MEASUREMENT. Add the following after item “4.” following “No measurement will be made for:”

5.	obliteration of trail

203-5.01 BASIS OF PAYMENT. Add the following:

Obliteration of trail will be subsidiary to Item 202(2) Removal of Pavement.

Section 301
Aggregate Base Course

Special Provisions

301-2.01 MATERIALS. Delete the second sentence of the first paragraph and substitute the following: The gradation of base course material shall conform to the requirements for Grading D-1.

(10/1/91)R116

Add the following after the first paragraph: At the Contractor's option, recycled asphalt material (RAM) may be substituted for aggregate base course, millimeter for millimeter, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 37.5 mm sieve and 95-100 percent by weight passing the 25 mm sieve.

2.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAM.

(2/28/01)R176M98

301-3.01 PLACING. Add the following: Base course material used for the sidewalk and pathway foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface.

(9/1/89)R26

301-3.03 SHAPING AND COMPACTION. Add the following: If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern. The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 178,000 newtons. The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip. Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed. Tires shall be inflated to 550 kPa (±34 kPa), and the roller shall have a minimum operating weight per tire of 1360 kg.

301-5.01 BASIS OF PAYMENT. Add the following: If recycled asphalt material is substituted for aggregate base course, it will be paid for as Item 301(1), Aggregate Base Course at the unit price shown on the bid schedule for that item.

(2/28/01)R176M98

Section 501
Structural Concrete

Special Provisions

501-1.01 DESCRIPTION. Add the following: This work shall also consist of construction of cast-in-place concrete sidewalk retaining walls, as shown on the Plans.

Excavation and backfill required for the cast-in-place retaining walls shall be in accordance with Section 205.

501-2.01 MATERIALS. Add the following: Reinforcing steel shall conform to the requirements of Section 503.

Concrete surface treatments shall conform to the requirements of Section 514.

Concrete strength shall be 28MPa.

Imprinting the sidewalk portion of cast-in-place concrete sidewalk retaining wall with a pattern as detailed in Plans shall conform to the requirements of Section 608.

501-3.01 PROPORTIONING. Under 1. Determining Proportions and Batch Weights., delete the first sentence and substitute the following: Submit a mix design developed in accordance with ACI 211 and 301, Section 4 to the Engineer for approval.

(7/6/99)R37M98

501-4.01 METHOD OF MEASUREMENT. Delete the fourth paragraph.

Add the following: Cast-in-place concrete sidewalk retaining walls will not be measured for payment.  Reinforcing steel and other items included in the cast-in-place concrete sidewalk retaining walls will be not be measured.

501-5.01 BASIS OF PAYMENT. Add the following: Payment for cast-in-place concrete retaining walls and cast-in-place concrete sidewalk retaining walls will be made under Item 501(8) Cast-In-Place Concrete Retaining Walls.

Payment for Item 501(8) Cast-in-Place Concrete Retaining Walls will be full compensation for all labor, equipment and materials required for construction of the wall, complete and in place.  Structural excavation, temporary shoring, reinforcing steel, insulation board, patterned concrete sidewalk stamp, sack finish, and graffiti protection required for cast-in-place retaining walls will not be paid for separately, but will be subsidiary to Item 501(8) Cast-in-Place Concrete Retaining Walls.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

501(8)	Cast-In-Place Concrete Retaining Walls	Lump Sum

Add the following Section:

Section 514
Concrete Surface Treatments

Special Provisions

514-1.01 DESCRIPTION. This work consists of providing a sack finish on all pre-cast and cast-in-place concrete walls.  This work also includes installation of graffiti protection on all walls and surfaces designated on the Plans.

514-2.01 MATERIALS. Provide a sack finish on concrete face as detailed in the Plans.

Use a two-step graffiti protection system designed specifically for this use.  The system shall consist of a single component clear acrylic base coat covered by a clear urethane finish coat.  This material is not a sealer or vapor barrier and no appreciable discoloration is allowed.

Trained personnel shall apply the material according to the manufacturer’s recommendations.

CONSTRUCTION REQUIREMENTS

514-3.01 GRAFFITI PROTECTION. Let all concrete surfaces set at least 28 days before applying any coatings.  Apply the base coat with a roller or sprayer in accordance with the manufacturer’s recommendations.  Apply two coats of the finish coat after the base coat has cured for 72 hours.  Apply appropriate masking as required.

514-4.01 METHOD OF MEASUREMENT. Concrete surface finishing and graffiti protection will not be measured.

514-5.01 BASIS OF PAYMENT. Payment for all labor, equipment, and materials to furnish and install concrete surface finish and graffiti protection shall be subsidiary to Item 501(8) Cast-In-Place Concrete Retaining Walls.

Section 603
Culverts and Storm Drains

603-1.01 DESCRIPTION. Add the following:

This work also includes installation of installation board over storm drain pipe where indicated in the Plans.

This work also includes connecting storm drain pipe to existing manholes, capping storm drain pipes and marking the capped location with a marker post as and where indicated in the Plans.

603-2.01 MATERIALS. Add the following:

Manhole connections	Section 604
Storm drain pipe marker posts	Section 713
Marker post wood preservative	Section 714

Standard Modification

In the second paragraph, delete “(900 mm maximum diameter)”.

In the fourth paragraph, delete the last sentence.

603-3.03 JOINING PIPE.

2. Metal Pipe. Replace the second sentence with the following: “Use bands that are no more than two nominal sheet thicknesses lighter than the pipe being joined, and in no case lighter than 1.3 mm.”

(02/08/01)M95

603-4.01 METHOD OF MEASUREMENT. Add the following:

Insulation board and sand blanket will not be measured.

Storm drain pipe connections to manholes, storm drain pipe caps and marker posts will not be measured.

603-5.01 BASIS OF PAYMENT. Add the following:

Insulation board and sand blanket are subsidiary to Item 603(1-300) 300mm CSP.

Storm drain pipe connections to manholes, storm drain pipe caps and marker posts are subsidiary to Item 603(1-300) 300mm CSP.

Section 604
Manholes and Inlets

604-1.01 DESCRIPTION. Add the following:

This work also includes adjustment of storm drain pipe length where the new structure is replacing an existing structure as indicated in the Plans.

604-4.01 METHOD OF MEASUREMENT. Add the following:

Pipe length adjustments will not be measured.

604-5.01 BASIS OF PAYMENT. Add the following:

Insulation board and sand blanket are subsidiary to Item 603(1-300) 300mm CSP.

Pipe length adjustments are subsidiary to Item 604(5) Inlet, Type A.

Section 607
Fences

Special Provisions

607-1.01 DESCRIPTION. Add the following: The work under this section includes but is not limited to all labor, materials, transportation, testing, maintenance, and service necessary to furnish and install the Ornamental Fence and Pylons as shown on the Plans and specified herein.

Work under this section shall also include the installation of a temporary fence around vegetation to remain, including maintenance of the fence for the duration of the project and removal after project is complete.

Add the following Subsections:

607-1.02 CONTRACTOR QUALIFICATIONS.

Qualifications for Contractors constructing the Ornamental Fence and Pylon shall include the following:

1.	Not less than five years of continuous experience in the fabrication of similar products.

2.	All welding shall be performed by welders currently certified by the American Welding Society (AWS).

3.	Comply with “Code for Welding in Building Construction” of the American Welding Society, latest edition.

607-1.03 SUBMITTALS. The following submittals for the Ornamental Fence and Pylon shall be provided by the Contractor for the Engineer’s review and approval.  The Contractor will not be allowed to begin Ornamental Fence and Pylon construction until all submittal requirements are satisfied and found acceptable to the engineer.  Changes or deviations from the approved submittals must be re-submitted for approval.  No adjustments in contract time will be allowed due to incomplete submittals.  At least 15 working days prior to initiating the work, the Contractor shall submit to the Engineer:

1.	Shop drawings of Ornamental Fence and Pylon panels and posts clearly showing all materials, finishes, connections, joining methods, location of installation and field measurements for construction of Ornamental Fence and Pylon.  Approved shop drawings shall become the basis for acceptance of Work.

2.	Contractor shall furnish color chips from RAL standard  color chart for approval by the Engineer.

607-1.04 PRODUCT DELIVERY AND STORAGE. All steel fabrications and material shall be stored on skids above the ground.  The storage area shall be kept clean and properly drained.  Keep all materials dry during delivery.  Protect exposure to weather and contact with damp or wet surfaces.

607-2.01 MATERIALS. Add the following:

Concrete	Section 501
Paint	Section 708 as modified
Reinforcing Steel	Section 709
Ornamental Fence	Section 710 as modified
Structural Steel	Section 716

Location Map Signs

a.	Substrate: Substrate shall be 0.080 aluminum, alloy 5058 H38, treated with chromate conversion coating conforming to ASTM B449 as described in Section 730.

b.	Facing for Location Maps: Premium cast vinyl, rated by the manufacturer for a minimum effective performance lifespan of 5 years in vertical exposure.

c.	Copy for Location Maps: Lettering and artwork to be produced using one or more of the following methods deemed most suitable for crisp and efficient reproduction of artwork:

i.	Cut vinyl: computer-driven automated plotters, preferred method for all vector-based graphics and text over 19mm in height

ii.	Digital printing: computer-driven digital imaging device used to fine-detail graphics and small text directly to premium cast vinyl substrate.  To be rated by the manufacturer for a minimum performance lifespan of 5 years in vertical exposure.

iii.	Screen printing: image transfer to premium cast vinyl using vinyl specific inks and a 230 mesh screen (typical).  Inks must adhere to premium cast vinyl substrate and be rated by the manufacturer for a minimum performance lifespan of 5 years in vertical exposure.

d.	Digital files for Location Maps: All graphics and text will be provided by the Project Engineer in Adobe Illustrator format (.ai)

607-3.01 CONSTRUCTION REQUIREMENTS.

Standard Modification

In the ninth paragraph, change “minimum” to “maximum”.

(06/25/99) M73

Add the following:

Ornamental Fence panels shall be assembled in shop or factory.  Welds shall be neat and clean made by the gas metal arc method.  All flush welds shall be ground smooth.  Holes for attachment shall be predrilled prior to powder coating. Each steel post shall have a steel cap that fits over the outside as shown on Plans preventing moisture from entering the posts.

Contractor shall layout new Ornamental Fence and Pylon in accordance with Plans and approved Shop drawings.  Contractor shall investigate site for any grade changes, surface irregularities, and obstructions prior to installation.  Discrepancies between Plans and field conditions shall be addressed to the Engineer to approve proposed modifications.

Posts shall be plumb and level erected and evenly spaced with allowable tolerances for panel installation.  Footings, caps and other components shall be installed to provide a continuous level top surface at the same elevation.

Temporary fence shall be installed after clearing and grubbing is complete. The Contractor shall erect a clearly visible fence to protect the vegetation to remain at the dripline of existing trees. Vegetation to remain shall be completely enclosed by the fence.  Support pickets shall be 3 meters on center.  The temporary fence material shall be approved by the Project Engineer prior to installation and shall be sufficient to protect trees for the duration of the project.

Add the following Subsections:

607-3.02 STEEL FINISHES. All steel components shall be powder coated with polyester coating “Dark Blue” per Plans.  Powder coating shall be applied through a minimum of a seven step process to provide an acceptable finish:

a.	Abrasive blast to SSPC10, with a surface profile of no greater than 1.5mils

b.	Iron phosphate treatment to etch surfaces and remove foreign material

c.	Rinse with clear water

d.	Non-chrome seal rinse

e.	Oven drying surfaces prior to powder coating

f.	Apply powdercoat base of zinc rich epoxy primer electrostatically and cure partially

g.	Apply final surface finish of polyester powder electrostatically to a thickness of 3 mils and bake to proper cure schedule.

Steel Coating:  Powder Coating, “Dark Blue”.

607-3.03 CLEANUP. Any abrasions to factory coatings and finishes shall be thoroughly cleaned.  Powder coated surfaces shall be re-primed and touched up with paint of the same color and quality used in the factory.  Drop cloths shall be laid under and around items to protect ground surfaces.  Excess materials and rubbish shall be removed from job site and disposed of off-site upon completion of Work.  The work area shall be clean and left in an acceptable condition.

607-4.01 METHOD OF MEASUREMENT. Add the following: The Ornamental Fence shall be measured per lineal meter of Ornamental Fence installed end to end, complete in place.

Pylons shall be measured per each installed, including the location map signs, complete in place.

The Temporary Fence shall be measured by the lineal meter of Temporary Fence installed, maintained for the duration of the project, and removed at completion of the project.

607-5.01 BASIS OF PAYMENT. Add the following: Ornamental Fence and Pylon at the contract per Pay Unit as shown below.  This will be full compensation for furnishing materials, all labor, equipment, and incidentals necessary to complete these items.

Add the following Pay Items:

Pay Item No.	Pay Item	Pay Unit

607(7A)	Ornamental Fence	Meter

607(9)	Pylon	Each

607(10)	Temporary Fence	Meter

Section 608
Sidewalks

Special Provisions

608-1.01 DESCRIPTION. Add the following: This work also consists of constructing asphalt pathway(s) in conformance with the Plans.

(2/1/00)R47M98

This work shall also consist of providing equipment, materials and labor necessary to install cast-in-place Patterned Concrete.  Patterned Concrete shall be imprinted, colored concrete as shown on the Plans.

608-2.01 MATERIALS. Delete paragraph number 2 and substitute the following:

2.  Asphalt Sidewalk and Asphalt Pathway

Asphalt Cement, PG52-28	Subsection 702-2.01
Aggregate, Type III	Subsection 703-2.04

Mix Design Requirements (ATM T-17)

Marshall Stability, N, min.	4450
Percent Voids, Total Mix	2-5
Compaction, Blows/side	50

(2/1/00)R47M98

Add the following:

Patterned Concrete shall conform to Section 501, Structural Concrete, Class A, except that Subsection 501-3.02 Batching is modified as follows:

Under item 3. Aggregates, delete the third paragraph.

Add the following: For Patterned Concrete, concrete shall be Class A with the following modification:

1.	Air Entrainment. 5 to 7 percent. Air entraining agents complying with ASTM C 260 may be used.

2.	Color. The Patterned Concrete shall be colored with a pigment which closely matches Bomanite Integral color “Red Clay” (4D) and use a color hardener treatment similar to the Bomanite color hardener “Franciscan Red” (B 14).  Colors and hardeners shall be approved by the Engineer prior to use.

3.	Pattern Imprinting.

a.	Patterned Concrete, 100mm.  Imprint the Patterned Concrete with a pattern and texture similar to Bomanite “Herringbone Brick”.  Pattern shall be approved by the Engineer prior to use.

b.	Patterned Concrete, 150mm.  No imprinting shall be used.

608-3.01 CONCRETE SIDEWALKS. Delete the fifth paragraph and substitute the following: Expansion joints shall be placed along all structures and around all features that project into, through, or against the concrete.  An expansion joint shall be constructed at the intersection of the sidewalks; between curbs and sidewalks (except parallel curb); and at the beginning and end of curb returns.  Expansion joint material shall conform to the requirements of AASHTO M-33.  This material shall extend the full width of the structure and shall be cut to such dimensions that the base of the expansion joint shall extend to the subgrade and the top shall be depressed not less than 6 mm nor more than 12 mm below the finished surface of the concrete.  The material shall be of one (1) piece in the vertical dimension and shall be securely  fastened in a vertical position to the existing concrete face against which fresh concrete is to be placed.  After the concrete has set, the expansion joints shall be filled flush to the finish concrete surface with joint sealer.  Before sealing, the joint shall be cleaned of all dirt, gravel, concrete mortar, and other extraneous material.  Sealing shall be done in a neat workmanlike manner.

Contraction joints: Transverse contraction joints, cut to a depth of 25 mm, prior to the final set of the concrete, shall be tooled in the sidewalks at intervals of 1.5 meters, and at 3.0 meter intervals in the curb and gutter.  Where the sidewalk adjoins the curb (parallel to it) contraction joints in the sidewalk and curb shall be made to match where practicable.

Add the following: Contractor shall provide a 1.2 meter by 1.2 meter sample of the proposed finish for approval by the Engineer prior to beginning Patterned Concrete work.  All other Patterned Concrete shall match the approved panel.

Final groove dimensions in the stamped pattern shall be no deeper than 6 mm and no wider than 12 mm.  Patterned Concrete shall be placed in such a fashion that a uniform appearance and texture will be maintained along the length of the sidewalk.  Any significant difference in texture, pattern or appearance between two adjacent Patterned Concrete panels, or from the sample panel, will result in the removal and replacement of concrete panels by the Contractor at no additional cost.

Standard Modification

608-3.03 SIDEWALK RAMPS. Delete heading and Subsection in its entirety and replace with the following:

608-3.03 CURB RAMPS. Construct curb ramps according to the details and the locations shown on the Plans.  Follow the construction requirements of Subsection 608-3.01.  Give the exposed concrete surface a course broom finish.  Install detectable warnings.

(03/28/03) M102

Add the following Subsections:

608-3.04 ASPHALT PATHWAY. Construct asphalt pathway in accordance with Subsection 608-3.02, Asphalt Sidewalks.

(2/1/00)R47M98

608-3.05 PATTERNED CONCRETE. In addition to meeting the requirements of Section 501, the Patterned Concrete shall include all excavation, compaction, steel reinforcement, dowels, construction, and expansion joint materials, patterned and colored PCC and incidental work required to complete work per the plans.  The Patterned Concrete shall be installed prior to asphalt paving.

Protection of Patterned Concrete. When asphalt paving, observe the following requirements:

1.	Do not place the asphalt pavement until the Patterned Concrete has cured enough to prevent damage from the paving operation.

2.	When crossing over the concrete surface with vibratory rollers, turn the vibrator off.  Use plywood covering to protect Patterned Concrete from vibrator roller damage

3.	Place, spread, and roll the asphalt so that the Patterned Concrete will not be damaged.

4.	Cover the Patterned Concrete surface with kraft paper or other approved material, suitable to withstand high asphalt temperatures and vehicle traffic to protect the concrete surface from contaminants.

5.	Prior to final acceptance, the Contractor shall repair all damaged Patterned Concrete and clean all surface contamination at his expense, to the satisfaction and approval by the Engineer.

Standard Modification

608-3.06 DETECTABLE WARNINGS.  Construct detectable warnings according to the details and the locations shown on the Plans.  Install cast in place tactile tiles integral with new construction.  Install surface-applied tactile tile panels or molded-in-place epoxy systems when retro-fitting existing cured concrete ramps.  Install tile so there are no vertical changes in grade exceeding 6 mm or horizontal gaps exceeding 12 mm.  Align pattern on a square grid in the predominant direction of travel.  Detectable warnings are made of composite materials, safety yellow color, slip resistant, with truncated dome pattern.

Detectable warnings shall be manufactured and installed in accordance with Americans with Disabilities Act Accessible Guideline.

608-4.01 METHOD OF MEASUREMENT.  Delete entire Subsection and replace with the following:  Measure per Section 109 and as follows:

Concrete Sidewalk.  By the square meter of finished surface, including curb ramps.

Asphalt Sidewalk.  By the megagram of asphalt mixture placed or by the square meter of finished surface, including curb ramps.

Bed Course Material.  By the megagram per Subsection 109-1.02, or by the cubic meter measured in final position.

Curb Ramp.  By each installation, complete in place, including detectable warnings, ramp runs, flares, and landings necessary to provide a single street-level access.

(03/28/03) M102

Special Provisions

Add the following:

Asphalt Pathway. Will be measured by the megagram in accordance with Section 109, Measurement and Payment.  Asphalt cement and anti-stripping additive will not be measured for payment.

(2/1/00)R47M98

Patterned Concrete. Will be measured by the square meter of finished surface.

608-5.01 BASIS OF PAYMENT. Add the following:

Asphalt cement and anti-stripping additive for Asphalt Pathway will not be paid for separately, but will be subsidiary to Item 608(7) Asphalt Pathway.

Embankment and bed course materials will be furnished, placed and paid under Sections 203 and 301, respectively.

(2/1/00)R47M98

Payment for Patterned Concrete will be full compensation for all work to complete the item.  No separate payment will be made for surface preparation, or the test panel, these items will be considered subsidiary to Item 608(17B) Patterned Concrete, 100mm.

Standard Modification

Replace Item:  “608(6) Sidewalk Ramp” with 608(6) Curb Ramp.

(03/28/03) M102

Add the following Pay Items:

Pay Item No.	Pay Item	Pay Unit

608(6)	Curb Ramp	Each

608(7)	Asphalt Pathway	Megagram

608(17B)	Patterned Concrete, 100mm Thick	Square Meter

608(17C)	Patterned Concrete, 150mm Thick	Square Meter

Section 609
Curbing

Special Provisions

609-3.02 CAST-IN-PLACE CONCRETE CURBING. Add the following to the fifth paragraph: Concrete placed by the extrusion or slip-form process shall have a slump of less than 50 mm.

(2/1/00)R202M98

609-3.05 CURB RAMPS. Delete this Subsection in its entirety.

(06/11/02)R256M98

609-4.01 METHOD OF MEASUREMENT.

Standard Modification

In the first paragraph, after “drainage structures” insert “or ramps”.

(06/25/99)M 75

Special Provisions

Delete the second paragraph.

609-5.01 BASIS OF PAYMENT. Delete Pay Item 609(3), Curb Ramp.

(06/11/02)R256M98

Section 615
Standard Signs

Special Provisions

615-2.01 MATERIALS. Under item 1. delete the first sentence and substitute the following: Unless Shop Drawings have been provided in the Contract, submit all signs that require the use of the Alaska Sign Design Specifications (ASDS), the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual, letter width and spacing charts for approval before fabrication.

615-3.01 CONSTRUCTION REQUIREMENTS. Delete item 7 and substitute the following:

7.	Notify the Engineer five (5) days prior to beginning sign salvage activities. At that time, the Engineer will physically identify those signs to be salvaged.  For each sign so designated, disconnect sign post from panel.  The panels shall then be grouped together in a manner to preclude damage.  Posts shall also be grouped together as with hardware in a workmanlike manner.  Deliver sign panels, posts and hardware to the State Maintenance Yard located in Anchorage.  Do not deliver salvaged materials until they have been inspected and approved by the Engineer.  Replace all panels, posts and hardware damaged during salvaging or delivery with new panels, posts and hardware at no additional cost to the Department.

Remove and dispose of project signs and/or parts designated for removal and not selected for salvage.

Dispose of foundations from salvaged existing signs in a manner approved of by the Engineer (remove and dispose, abandoned in place, or otherwise dispose of). If they are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than 300 millimeters below roadway subgrade or unimproved ground, whichever applies. All signs and posts at a single installation shall be considered as one unit.

615-3.02 SIGN PLACEMENT AND INSTALLATION. Add the following: Do not remove existing signs without authorization from the Engineer.

615-4.01 METHOD OF MEASUREMENT. Under “Standard Signs and Object Markers.” in fourth sentence delete:  “Actual areas for signs will be measured, except” and capitalize the remaining portion: “Octagons and round signs will be measured as rectangles.”

(07/03/03)M106

Add the following to the second paragraph: Concrete used for sign bases is considered subsidiary to other work under this section.

615-5.01 BASIS OF PAYMENT. Add the following: No separate payment for keeping existing signs in service until they are no longer needed, or temporary relocation of existing signs will be made.  This work is subsidiary to Item 615(1), Standard Sign.

No separate payment for removal of existing sign post foundations, or work required to abandon them in place will be made, but shall be subsidiary to Item 615(1), Standard Sign.

No separate payment for salvaging activities detailed in Subsection 615-3.01 will be made.  This work will be subsidiary to Item 615(1), Standard Sign.

(05/16/01)R50M98

Section 618
Seeding

Special Provisions

618-1.01 DESCRIPTION. Delete this subsection in its entirety and substitute the following: All new or disturbed areas shown on the Plans and any other areas identified by the Engineer within the project limits shall be seeded.

This work shall consist of topsoil preparation, hydraulic application or hand broadcasting of the seed, finishing work including raking seed into the soil, fertilizing and limestone application in conformance with the Plans and Specifications.

618-2.01 MATERIALS. Add the following to the list of materials:

Schedule A	Subsection 724-2.02, Table 724-1
Mulch	Subsection 727-2.01

618-3.01 SOIL PREPARATION. Add the following: Seed shall be applied immediately after the topsoil base preparation has been completed in accordance with Section 620 and approved by the Engineer.  Protect prepared base from damage and prevent erosion if seeding season limitations prohibit application of seed.

618-3.02 SEEDING SEASONS. Add the following: Application of Schedule A shall be performed between May 15 and August 15. The Contractor shall submit request for extension of seeding season in writing and provide appropriate guarantee for remedy if seeding proves to be unsuccessful.

Seed germination shall occur in the same growing season as seeding for Schedule A.

618-3.03 APPLICATION. Add the following as subparagraph e.) to Subsection 1.) Hydraulic Method: Seed, mulch and fertilizer for seeding shall be applied adhering to the application rates shown in the following table.

Item	Application Rate (per ha)

Schedule A	135 kg
Mulch	2241 kg
Fertilizer (20-20-10)	586 kg

618-3.04 MAINTENANCE OF SEEDED AREAS. Delete second paragraph and replace with the following: Water seeded areas as required for proper germination and growth.

Add the following:

Fertilizing. Fertilizer shall be reapplied with water twice between May 31 and September 1 at a rate of one-half the initial application to all areas that received Schedule A as shown on Plans during the maintenance period.

Watering during establishment. Contractor shall ensure that the seeded areas stay moist during germination and seedling establishment (as defined by the grass plants attaining a height of approximately 75mm).  The Contractor shall be prepared to water the seeded areas 3 times a day if weather conditions warrant it, until seedlings have become established.

If the Contractor fails to apply adequate moisture during the germination period for 4 consecutive days, or after 2 notices without immediate response, the Engineer may declare all affected seeding unacceptable.  The Contractor will be required to reseed areas that have not been kept moist.

Mowing. Contractor shall mow seeded areas when grass attains a height of 150mm.  50mm should not be cut off in any one mowing.

Maintenance period. The maintenance period for Schedule A shall be one full growing season following their acceptance. One full growing season shall be defined as the period between May 1 and September 30 for the purpose of this Contract. Partial growing seasons will not be counted against the one full growing season requirement.

The Contractor shall repair any damage to seeded areas within their respective maintenance periods upon request by the Engineer.

618-4.01 METHOD OF MEASUREMENT. Under Seeding by the kilogram. Delete full paragraph and substitute the following: Seeding with Schedule A shall be measured by the kilogram.  Measurement by the kilogram shall be the number of kilograms of seed (Dry Measure) for Schedule A accepted in place.

The amount of mulch, fertilizer, limestone and water in this work, including any required reseeding, will be subsidiary to Pay Item 618(2) Seeding and shall not be measured separately for payment.

The work described under Subsection 618-3.01 Soil Preparation shall not be measured but will be subsidiary to Item 618(2) Seeding, Schedule A.

Water required for establishment of seed will be measured by the kiloliter using calibrated tanks or distributors, accurate water meters, or by weighing.  The conversion factor of 1.00 kilogram per liter will be used to convert weights to kiloliters.

Maintenance of seeded areas will not be measured separately, but shall be subsidiary to Item 618(2) Seeding, Schedule A.

618-5.01 BASIS OF PAYMENT. Add the following: Partial payments of up to 70% of full amount may be authorized for seeded areas at the time of acceptance.  The balance shall be paid at the completion of the maintenance period.

Delete pay item 618(2) and substitute the following:

Pay Item No.	Pay Item	Pay Unit

618(2)	Seeding, Schedule A	Kilogram

Section 620
Topsoil

Special Provisions

620-1.01 DESCRIPTION. Delete paragraph in its entirety and substitute the following: This work consists of furnishing and placing topsoil for seed areas.

620-2.01 MATERIALS. Add the following: Topsoil placed for seed areas shall conform to Section 726.  Topsoil shall be Class A.

620-3.01 PLACING. Delete paragraph in its entirety and substitute the following:

Topsoil shall be evenly spread to a minimum depth of 100 mm on all areas to be seeded with Schedule A, as described in Section 618.

All slopes to be seeded with the ratio of 1V:4H or steeper shall be prepared by a method approved by the Engineer to result in indentations perpendicular to the fall of the slope. Complete as soon as topsoil is placed on the slopes.  The Contractor shall round the top and bottom of the slopes to create a pleasing appearance. Drainage flow lines shall not be disrupted. All equipment performing the placement of 100mm topsoil, or other operations for this project shall be kept clear of wetland areas.  If access into wetlands is required, it shall be approved by the Engineer and shall be performed under close supervision.

Topsoil shall not be placed in heavy rainfall, snowfall, when the soil is frozen or during other conditions detrimental to the work.  Contractor shall keep all roadway surfaces clean of topsoil during hauling and spreading operations.

620-4.01 METHOD OF MEASUREMENT. Add the following: Track walking shall be subsidiary to Item 620(1A) Topsoil, 100 mm Depth.  Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1A) Topsoil.

(9/11/96)R53

620-5.01 BASIS OF PAYMENT. Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

620(1A)	Topsoil, 100mm Depth	Square Meter

Section 621
Planting Trees and Shrubs

Special Provisions

621-1.01 DESCRIPTION. Delete this subsection in its entirety and substitute the following: This work shall consist of furnishing, planting and maintaining trees, shrubs and placing shredded bark mulch and landscape edging as shown and scheduled on the Plans.  This work also includes preparation of planting bed areas including excavation, loosening of subgrade soils and placement of 500mm depth topsoil.

621-2.01 PLANT STOCK. Delete this subsection in its entirety and substitute the following: All plants shall be locally grown and shall be true to type and name in accordance with the current edition of Standardized Plant Names, American Joint Committee on Horticultural Nomenclature, except that plant species which are scheduled, but not included in the current edition of Standardized Plant Names, shall be certified by a botanist.  Each bundle, flat, or plant if not bundled, shall be labeled with the scientific name.

Variety and species shall be as scheduled on the Plans.  All trees and shrubs shall be typical of the species or variety and shall, unless otherwise specified, conform to the American Standard for Nursery Stock (ANSI-Z 60.1-1996) of the American Association of Nurserymen (AAN) for type and grade.  Plant stock having severely damaged bark or trunks, broken leaders or main branches, severed main roots, or evidence of disease or injurious insects will be rejected.  Bare root trees and shrubs will also be rejected.

1.	Nursery Stock.

a.	Trees and shrubs furnished from a nursery shall have a fibrous compact root system suitable for the various species and sizes called for on the plans.

b.	Container-grown plants shall be healthy, vigorous, well rooted and established in the container in which they are furnished.  Root mass shall retain its shape and hold together when removed from the container without being root-bound.

2.	Collected Stock. Collected stock will not be accepted.

3.	Balled and Burlapped Plants.

a.	The diameter and depths of balls on balled and burlapped Trees and Shrubs shall be in accordance with ANSI-Z60.1-1996.

b.	All balled and burlapped Trees and Shrubs shall be furnished with a firm ball of earth from the original and undisturbed soil in which the plant was growing.  The ball shall be wrapped with burlap or similar approved material and tightly laced to hold the ball firm and intact.  Any balled and burlapped designated plant material arriving at the planting site with broken or loose balls or of manufactured earth will be rejected.

c.	All plants found to be rootbound by the determination of the Engineer will be rejected.

4.	Substitutions. No substitutions of plant stock will be permitted without written approval of the Engineer.  Request for substitutions for Trees and Shrubs shall be submitted in writing within five (5) days of Contractor receiving an NTP.

5.	Storage and Packing. All plant material shall be handled and packed in accordance with good nursery practices as required by soil and climatic conditions.  Plants that show signs of improper storage or handling will be rejected.

6.	Inspection.

a.	All planting stock shall be available for inspection in the nursery before it is dug.  The contractor shall furnish complete and detailed information concerning the source of supply for all plant materials not less than 10 days in advance of digging operations.

b.	Final inspection and acceptance for size of ball or roots, color, absence of defects, and for other requirements will be made at the planting site by the Engineer prior to placing the plants in their permanent positions.

c.	Plant material installed prior to acceptance by the Engineer will be removed, inspected and reinstalled if found acceptable.  If found to be unacceptable, Contractor shall furnish new material, allow inspection, and then install.

621-2.02 FERTILIZER. Add the following: Fertilizer shall be delivered in moisture-proof containers marked with weight and manufacturer’s guaranteed analysis showing proportions of the chemical ingredients of nitrogen, phosphoric acid, and potassium within a tolerance of +/- 2 percent. A slow release fertilizer 8-32-16 (N-P-K) shall be used with all trees and  shrubs early in the first full growing season following installation.  Trees and shrubs shall not be fertilized   at time of installation.  The fertilizer tablets shall be placed near the root zone in accordance with the fertilizer manufacturer’s instructions.  Fertilizer shall be well-watered in immediately after application.

621-2.03 LIMESTONE. Add the following: Limestone shall be applied at a rate determined by the Engineer, as described in Subsection 726, in Table 726-1, and based on the soil analysis tests provided by the Contractor for the topsoil used for this project.

621-2.04 MULCH. Replace with the following: Mulch shall be shredded bark mulch.  It shall consist of shredded bark and wood.  Maximum length of any individual components shall be 50mm and a minimum of 75% of the mulch shall pass through a 25mm sieve.  Mulch shall be free of growth or germination-inhibiting ingredients.  The bark mulch shall have the characteristics of retaining moisture, forming a mat not susceptible to spreading by wind or rain, and providing a good growth medium for plants.  Shredded bark may contain up to 50% shredded wood material.  Wood chips are not acceptable.  Bark mulch containing shredded wood shall be aged for one-year minimum prior to installation.  The mulch shall not contain resin, tannin, or other compounds in quantities that are detrimental to plant life.  Mulch shall be spread evenly in all planting beds as shown on Plans.

621-2.06 STAKES. Add the following: Stakes shall be installed as shown on Plans.

Add the following Subsections:

621-2.09 BOULDERS. Boulders shall be placed as shown on the Plans.  The design intent for the boulders is to provide rich form and texture as an integral element in the landscape design.  Their selection and placement shall emphasize their natural beauty and form.  The selection and placement of boulders shall be approved by the Engineer prior to transporting them to the site.  Boulders that were damaged or defaced prior to installation will be rejected on site at the option of the Engineer.  Boulders shall be uniform in color and character with distinct faces and edges.

1.	Boulder Type A. Boulders shall be minimum 900mm and maximum 1200mm at their longest dimension.  Their shortest dimension shall be a minimum 750mm.

2.	Boulder Type B. Boulders shall be minimum 1200mm and maximum 1500mm at their longest dimension.  Their shortest dimension shall be a minimum 900mm.

3.	Boulder Type C. Boulders shall be minimum 1500mm and maximum 1800mm at their longest dimension.  Their shortest dimension shall be a minimum 1200mm.

621-2.10 EDGING. Edging shall be 150mm black plastic edging.

621-2.11 TOPSOIL. Topsoil placed in planting beds shall conform to Section 726.

621-3.02 ADVANCE PREPARATION AND CLEANUP. Add the following: Areas which receive group plantings shall be laid out as shown on Plans.  Contractor shall mark these areas individually with flags, or other approved methods to delineate planting areas.  Engineer shall approve the shape, size, location and general layout of planting areas before the work may proceed.

Contractor shall stake or mark with other approved methods the location of individual trees within each planting area for approval by the Engineer.

621-3.03 PLANTING Delete Items 1 and 2 and substitute the following:

1.	Plant Season.

a.	Locally grown: When native species of locally grown trees and shrubs are furnished for the project, they shall be planted between June 1 and September 15. Trees and shrubs shall be fully leafed-out prior to planting.

b.	Imported and Nursery Grown: When plants are shipped in from out-of-state, or have been container grown in a nursery for at least one year, handling shall be in accordance with nursery recommendations. Plants imported from out-of-state shall be planted between May 15 and August 15.

Delete item 2. Excavation, and substitute the following:

2.	Prepare Planting Bed.

a.	Planting beds must be completely prepared prior to placement of plants. Planting bed preparation includes excavation, loosening of subgrade soils and placement of 500mm depth topsoil. Planting beds shall be prepared no more than 5 days prior to planting.

b.	Prior to excavation of planting beds, the Contractor shall ascertain the location of all utilities so that proper precautions may be taken not to disturb or damage any subsurface improvements. Should obstructions or conflicts be found, the Contractor shall promptly notify the Engineer. The Contractor shall prepare a revised plan that avoids conflicts with the Utility and meets the intent of the original plan to the extent possible. The revised plan shall be submitted to and approved by the Engineer prior to construction of the planting bed.

c.	Planting beds shall be excavated to a depth of 500mm. All excavated material shall be removed.

d.	Backfill planting beds with 500mm depth topsoil. Tamp gently, do not over compact.

e.	Dig planting holes within the planting bed. Firmly tamp the base of the planting hole to assure plants will not settle to lower than their proper planting depth.

3.	Pruning. Delete the last two sentences of paragraph b in their entirety.

5.	Placing Plants.

Add the following to paragraph a.: Trees and Shrubs shall be planted as shown on the Plans and as directed on site by the Engineer.

Delete paragraph b. Placing Plants, and substitute the following:

b.	Balled and burlapped plants, plants in wire baskets or containers shall be handled by the earth ball, container, or basket and not by the plant itself. Wire baskets shall be clipped completely off the root ball and removed from the site. Burlap shall be stripped to the base of the root ball, trimmed and removed from the site. Containers shall be removed from the site. The Engineer may reject plants whose rootballs break or collapse during planting.

7.	Wrapping. Delete this paragraph in its entirety and add the following.  Plant materials shall not be wrapped.

8.	Staking and Guying. Delete paragraphs a, b, and c in their entirety and add the following:  Contractor shall stake trees as shown on Plans and as directed by the Engineer.  The stakes and wire shall be maintained during construction and the establishment period to prevent damage to the trees.  All stakes and wire shall be removed at the end of the period of establishment.

Add the following Subsection:

9.	Certified Arborist. The Contractor shall retain the services of an arborist certified by the International Society of Arboriculture or the American Association of Nurserymen whose experience and qualifications are acceptable to the Engineer.  The arborist’s resume shall be submitted at least 10 calendar days before the delivery of plant material.  The certified arborist shall oversee quality assurance of trees, their installation and shall inspect trees for health and vigor.  Specifically, the arborist shall carry out the following:

The certified arborist shall inspect plants for health and vigor prior to installation, to assure the requirements of Section 621-2.01 for plant stock, including that the materials are disease free, free of wounds, broken branches, double leaders, co-dominant trunks, or other defects.  Plants that do not meet the standards will be rejected prior to installation.  The certified arborist shall also be responsible for the following:

a.	Inspect the tree planting process to assure that planting techniques meet the specifications of the Contract documents and match standard industry practices.

b.	Inspect the plantings after installation is complete to assure that they are ready to be accepted by the Engineer and ready for the maintenance schedule to begin.

c.	Inspect plantings twice during the growing season during Plant Establishment Period for any needed maintenance, such as watering, pruning, or removal of dead, dying, or untreatable diseased trees.

d.	After acceptance, the arborist shall inspect the trees at least twice > during the growing season each year of the Plant Establishment period > for any needed maintenance, such as watering, pruning, removal of dead, > dying or untreatable diseased trees.

621-3.04 PERIOD OF ESTABLISHMENT. Delete the last sentence and substitute the following: The period of establishment for trees and shrubs shall extend for one complete growing season. One full growing season shall be defined as the period between May 1 and September 30 for the purpose of this Contract.  The one full growing season period of establishment starts on May 1st after the acceptance of the work as complete.  Partial growing seasons will not be counted against the one full growing season requirement.  The plant establishment period applies to all planting beds, trees, and shrubs.

621-3.05 CLEANUP. Add the following: Planted trees, shrubs, and seeded areas shall be kept clean of litter and garbage during the growing season.

621-3.06 PLANT REPLACEMENTS. Delete the last sentence and substitute the following:  Plants shall be replaced following the same details and specifications as used in the original plans. Plants which are dead or dying shall be replaced immediately during the months of June through September.  Plants dead at the end of the growing season shall be replaced at the beginning of the following season.

621-3.07 MAINTENANCE. Delete the paragraph and substitute with the following: Maintenance includes the care of all trees and shrubs during the period of establishment, including the non-growing season.  Specific work includes watering, pruning, weeding, pest control, and protection of planted areas.  At the beginning and end of each growing season, the Engineer and Contractor shall undertake a joint inspection to review conditions and document any changes in maintenance or acceptance of plantings.  The Contractor shall submit a maintenance schedule for approval by the Engineer twenty one (21) days prior to completion of the planting.

1.	Watering. The Contractor shall water all trees and shrubs using the irrigation system to maintain the plants in a healthy, vigorous growing condition.  Water applications shall be applied at a rate that will provide moisture penetration throughout the entire root ball with a minimum of run-off.  The Contractor shall deep water all evergreen plants just prior to freeze-up in order to minimize over-wintering desiccation.  Watering is not required between October 15th and May 15th during the plant establishment period.

2.	Disease Control. A State of Alaska approved pesticide or insecticide shall be applied as necessary to maintain plant materials in a healthy and growing condition.  The Contractor shall apply for and receive a “permit to apply pesticide” from the State of Alaska, Department of Environmental Conservation. A copy of the permit shall be supplied to the Engineer.

3.	Pruning. Prune all plant materials, with appropriate pruning techniques, to remove dead or dying wood and to improve the shape and or vigor of the plants.  Cuts shall not be painted. Pruning of flowering trees shall be scheduled to occur immediately after flowers drop off or decay.  Damaged trees or those that constitute health or safety hazards shall be pruned as directed by the Project Engineer at any time of the year.  Evergreens are not to be pruned without the approval of the Engineer.

4.	Fertilizing.  Fertilizer shall be applied to trees, shrubs and ground cover in the spring of each year prior to June 15 at the rates specified in Table 621-1.  The fertilizer shall be thoroughly watered into the ground to facilitate its penetration to the plants root zone. Fertilizer shall be placed around trees by drilling at least three holes in the ground symmetrically around the drip-line of the tree and placing the fertilizer in the holes or as recommended by the manufacturer.

TABLE 621-1

| Maintenance Fertilizer Schedule |  |  |
| --- | --- | --- |
| Plant Type | Fertilizer | Application Rate |
| Deciduous Trees | 8-32-16 | 500 g for each 25 mm of caliper |
| Evergreen Trees | 16-16-16 | 30 g per 25 mm of caliper |
| Shrubs and ground cover | 8-32-16 | 7 kg per 1000 square meters |

At the end of the period of establishment, the Contractor shall apply 8-32-16 fertilizer at the rates shown in Table 621-1 for each tree planted and at a rate of 2 kilograms per 90 square meters for planting beds.

5.	Weeding. The Contractor shall maintain the planting beds and grass areas in a weed-free condition. Weed removal shall be a routine maintenance activity.  Weeds include grasses and other undesirable plants within planting beds.

621-3.08 BOULDERS. Bury base of boulder 100-150mm below finish grade or as directed by the Engineer.

621-4.01 METHOD OF MEASUREMENT. Delete this entire Subsection and substitute the following: Measurement of Trees and Shrubs , Items 621(1A – 1C) and 621(2A-2E) shall be by the actual number planted and maintained in accordance with the Plans and Specifications, and as accepted by the Engineer.  Furnishing and installing shredded bark mulch, additional topsoil backfill mix, staking and guying, arborist review, fertilizing, water for maintenance used, and all work required during the one full growing season period of establishment shall be subsidiary to Items 621(1A – 1C) and 621(2A-2E).

Measurement of Type A, B, C Boulders, Items 621(8A-C), shall be made for each boulder installed.

Measurement for planting bed preparation will be for each square meter of area prepared and accepted. Furnishing and installing 500mm depth topsoil, preparation of planting bed areas including excavation and loosening of subgrade soils, and disposal of unsuitable and surplus material shall be subsidiary to Item 621(9), Prepare Planting Bed.

Measurement for Item 621(10), Landscape Edging shall be made by the lineal meter installed in place.

621-5.01 BASIS OF PAYMENT. Delete second sentence.

Add the following: Partial payments of up to 70% of full amount may be authorized for Items 621(1A –1C) and 621(2A-2E) at the time of acceptance. The balance shall be paid at the completion of the Period of Establishment.

The accepted quantities will be paid for at the contract price, per unit of measurement, for all labor material and equipment required to furnish and install the pay items listed below and appearing in the bid schedule.

Add the following Pay Items:

Pay Item No.	Pay Item	Pay Unit

621(1A)	Tree (Prunus maackii – 50 mm Cal.)	Each

621(1B)	Tree (Picea pungens glauca - 3 m Ht.)	Each

621(1C)	Tree (Malus ‘Radiant’ – 40mm Cal.)	Each

621(2A)	Shrub (Spiraea x bumalda ‘Goldflame’ – 460mm Ht.)	Each

621(2B)	Shrub (Pinus mugho ‘Slowmound’ - 300mm Ht.)	Each

621(2C)	Shrub (Syringa prestoniae ‘Donald Wyman’ – 1200mm Ht.)	Each

621(2D)	Shrub (Cornus sericea – 900mm Ht.)	Each

621(2E)	Shrub (Acer ginnala ‘Compacta’ – 1200mm Ht.)	Each

621(8A)	Boulder (Type A, 900 mm)	Each

621(8B)	Boulder (Type B, 1200 mm)	Each

621(8C)	Boulder (Type C, 1500 mm)	Each

621(9)	Prepare Planting Bed	Square Meter

621(10)	Landscape Edging	Meter

Section 622
Rest Area Facilities

Special Provisions

622-1.01 DESCRIPTION. Delete in its entirety and substitute the following: The work under this section includes all labor, materials, transportation, testing, maintenance, and service necessary to furnish and install the Landscape Bench and as shown on the Plans and specified herein.

This work shall also consist of installing benches, litter receptacles and fence furnished by the Municipality of Anchorage (MOA) Public Transportation Department.

Work also includes furnishing and installing paver plaza, including sand setting bed and edging.

The work under this section also includes but is not limited to all labor, materials, transportation, testing, maintenance, and service necessary to furnish and install the Trailside Structures as shown on the Plans, specified herein and with Section 504, Steel Structures.  Contractor shall recognize that the Trailside Structure will require overview by the Engineer during construction on a routine basis throughout the fabrication process.

622-1.02 TRAILSIDE STRUCTURE CONTRACTOR QUALIFICATIONS. Qualification of fabricators and installers shall meet the following:

1.	Not less than five years of continuous experience in the fabrication of custom products.

2.	All welding shall be performed by welders currently certified by the American Welding Society (AWS).

3.	Comply with “Code for Welding in Building Construction” of the American Welding Society, latest edition.

622-1.03 TRAILSIDE STRUCTURE SUBMITTALS. The following submittals shall be provided by the Contractor for the Engineer’s review and approval.  The Contractor will not be allowed to begin Trailside Structure construction until all submittal requirements are satisfied and found acceptable to the Engineer.  Changes or deviations from the approved submittals must be re-submitted for approval.  No adjustments in contract time will be allowed due to incomplete submittals.  At least 15 working days prior to initiating the work, the Contractor shall submit to the Engineer:

1.	Shop drawings clearly showing all materials, finishes, connections, joining methods, location of installation and field measurements for construction of Trailside Structure.  Approved shop drawings shall become the basis for acceptance of Work.

2.	Contractor shall furnish color chips from standard RAL color chart for approval by the Engineer.

Add the following Subsections:

622-2.13 BENCH, LITTER RECEPTACLE AND FENCE. Contractor shall contact Alton Staff (343-8230) of the MOA Public Transportation Department to arrange Contractor pickup of benches, litter receptacles and fence from the Municipal Public Transportation Warehouse located at 3650 East Tudor Road. Two days advance notice is required to coordinate pickup.

622-2.14 LANDSCAPE BENCH. Landscape Bench shall be solid metal rod seats, welded to 32mm O.D. tubular steel frames with four mitered corners.  Seats shall bolt to a 64mm horizontal steel support.  Support shall be embedded.  Seats shall be angled seats with wide backs for inside facing seating.  Grouping shall be a curved configuration of 1.50m radius including (3) wide backed angled seats.  Finish shall be “Dark Blue”.

622-2.15 PAVER PLAZA. Pavers shall be red concrete 101.6mm x 60mm x 203mm bricks meeting Section 704.  Setting bed shall be sand meeting Section 703, table 703-8.

622-2.16 TRAILSIDE STRUCTURE. Use materials conforming to the following:

Concrete:	Section 501, Class A

Reinforcing Steel:	Section 503

Structural Steel and Related Materials:	Section 716

Aluminum:	6mm plate aluminum, Alloy 6061-T6/T651 as specified in ASTM B 209.  Verify alloy and temper designations by mill certification.

Steel Coating:	Powder Coating, “Dark Blue” conforming to Section 708.

Aluminum Coating:	Powder Coating, “Clear” conforming to Section 708.

Translucent Film:	Material shall be durable and dimensionally stable, designed for use in exterior sign applications.  Material shall come with a 5-year performance guarantee.  Colors shall match those on Pantone Color Charts.

Acrylic Sheet:	Premium architectural grade acrylic sheet, manufactured by cell-casting process, meeting Plexiglas G sheet standards.  Meet Federal Standard LP-391, Type 1, Grade C, applied as an un-shrunk sheet.

Adhesive:	Acrylic sheet to be bonded to metal with adhesive.  Adhesive to have working time of 15-20 minutes, full cure time of 4 hours, non-sag.  Adhesive to be specifically formulated for adhering acrylic sheet to aluminum and steel.

Fasteners:	Fasteners to be 9mm x 13mm dia. coarse thread socket head cap screws, meeting ASME/ANSI B18.3.

Hinge:	Hinge for light door shall be 114mm steel heavyweight ball bearing full surface hinge, USP-Prime Coat finish with (3) three holes per leaf.

Safety Hasp:	Hasp shall be 114mm bright zinc key-locking safety hasp.  Contractor to provide (2) two keys to Owner at the acceptance of work.

All metal sheets to be single continuous piece.  Provide dimensions specified within 1.5 mm dimension.  Finished formed sheet to be free of buckles, warp, dents, cockles, burrs and other defects.

622-3.01 CONSTRUCTION REQUIREMENTS. Add the following: Owner Furnished bench, litter receptacle and fence and shall be installed as shown on the plans.  Landscape bench shall be installed per manufacturer recommendations.

Paver Plaza: Compact subgrade to 95% relative density.  Provide level surface meeting grades for placement of setting bed and pavers.  Provide setting bed of sand, compact with plate compactor.  Bring grade to elevation required to provide elevations and cross-slopes indicated on plans.  Keep paver courses straight in alignment using a herringbone pattern.  Sweep sand into all joints, filling all voids. Ensure even slope meeeting grades throughout the setting process.  Remove sections of unlevel pavers and reinstall in accordance with the Specifications and Plans.

Cut pavers as required to provide pattern shown on Plans.  Cuts shall be clean.  Chipped pavers with chips no larger than 10mm x 10mm may be used with chipped edge located at bottom when placed.

622-3.08 TRAILSIDE STRUCTURE CONSTRUCTION. Fabricate steel members per requirements of Section 504.  Powder coat steel frame per Plans and specifications.

Aluminum interior shapes to be computerized machine routed.  Engineer will provide a digital template for Contractor use.  Clean off all cockles, burrs and other remnants of the cutting process.  Aluminum to be finished to 180 grit, clear powder coat over finish.

Acrylic sheet to be cut to match routed aluminum sheet.  Clean edge prior to placement of adhesive.

Prepare surfaces of acrylic and metal per adhesive manufacturer’s directions.  Apply adhesive and fix pieces within the pot life of the adhesive.  Provide smooth and continuous bead, working per manufacturer’s directions.  Finished face of imbedded acrylic sheet to be flush with that of metal surface.

Clean faces of finished pieces with solvent or other material as directed by adhesive manufacturer.  Ensure compatibility of cleaner with acrylic sheet prior to use.

622-3.09 TRAILSIDE STRUCTURE FINISHES. Comply with the National Association of Architectural Metal Manufacturer’s (NAAMM) Metal Finishes Manual for recommendations on application and designation of steel finishes.

Powder coating shall be applied through a minimum of a seven step process to provide an acceptable finish:

a.	Abrasive blast to SSPC10, with a surface profile of no greater than 1.5mils

b.	Iron phosphate treatment to etch surfaces and remove foreign material

c.	Rinse with clear water

d.	Non-chrome seal rinse

e.	Oven drying surfaces prior to powder coating

f.	Apply powdercoat base of zinc rich epoxy primer electrostatically and cure partially

g.	Apply final surface finish of polyester powder electrostatically to a thickness of 3 mils and bake to proper cure schedule.

Steel Coating:  Powder Coating, “Dark Blue”.

Aluminum Coating:  Powder Coating, “Clear”.

622-4.01 METHOD OF MEASUREMENT. Add the following: Benches and litter receptacles and Landscape Bench will be measured by each installed unit and shall include all excavation, backfill, disposal of unusable or unsuitable materials, and concrete foundations.

Fence – Owner Furnished will be measured by the meter installed including all excavation, backfill, disposal of unusable or unsuitable materials, concrete foundations and fence.

Installation of Paver Plaza shall be by the square meter installed, including grading, backfill with sand and disposal of unusable materials.  There shall be no payment for discarded pieces not used in the installation.

Trailside Structure will be measured by per each, complete and in place.  Concrete footings, site preparation and electrical work from the point of connection to the face of the base of the structure shall be subsidiary to Item 622(20), Trailside Structure.

622-5.01 BASIS OF PAYMENT. Add the following: Payment for benches, litter receptacles and fence shall include all labor, material and equipment necessary to install the units supplied by the MOA in the manner shown on the Plans.

Payment for Trailside Structure installed under this section will include all labor, equipment and materials necessary to furnish and install the structure as shown on the Plans.

Add the following Pay Items:

Pay Item No.	Pay Item	Pay Unit

622(15)	Bench – Owner Furnished	Each

622(16)	Litter Receptacle – Owner furnished	Each

622(17)	Fence – Owner furnished	Meter

622(18)	Landscape Bench	Each

622(19)	Paver Plaza	Square Meter

622(20)	Trailside Structure	Each

Section 627
Water System

Special Provisions

627-1.01 DESCRIPTION. Add the following: The Work under this Section consists of performing all operations from the live tap of the existing water main, downstream through the complete installation of the meter/backflow preventer assembly.  Specifically, this includes assisting AWWU with live tap, furnishing and installing water pipe, valves, valve boxes and markers, fittings, straps, restrained joints and/or restraining system for fittings ,deflection points, backflow preventer protective cage and foundation for the meter/backflow preventer assembly, and all other materials required for a complete assembly as shown on the plans to the point of connection of the HDPE irrigation line.

A permit shall be purchased from AWWU permit section prior to any and all construction (either on or off property in the AWWU Service area).  Twenty four (24) hours notification shall be given to the AWWU Inspector prior to making the connection available for inspection.

Contractor shall provide 72 hours written notice to the Engineer, the Anchorage Fire Department, and affected property owners/businesses prior to anticipated mainline flow interruptions.  It shall be the Contractor’s responsibility to coordinate “turn off” and “turn on” with the Engineer.

The work under this section also includes all labor, materials, transportation, testing, maintenance, and service necessary to furnish and install all irrigation components, water, connections, meter, valves, and other improvements as shown on the Plans and specified herein.

The Contractor is responsible for the verification of all existing utilities and irrigation system components and securing necessary permits, payment of utility connection fees, or requesting locates of underground utility lines.

627-2.01 MATERIALS. Add the following:

Material for irrigation system installation shall include the following.

1.	Live Tap Connections: Contractor shall provide all trench excavation, backfill, and compaction necessary to assist AWWU with the live tap connections.  Excavation for live tap connections shall be unclassified and Contractor shall excavate substances encountered to the depth required for the live tap connections.  Variations from the depth indicated in the plans will not be grounds for additional compensation.  It shall be Contractor's responsibility to familiarize himself with the depth of water mains for the project.  Contractor shall excavate for live tap connections in such a manner that the excavation is 90° to the main water line, whenever possible.  The trench shall be long enough and of sufficient width at the bottom to allow installation of the valve for the live tap connection and provide safety for AWWU Operations personnel.

Contractor shall be responsible for, and shall bear the expenses incurred, if a water main should be damaged during excavation or backfilling.  AWWU will repair all damaged mains; however, Contractor shall bear the cost of all material, labor, and other expenses.

Contractor shall provide assistance, equipment, labor, materials, and supplies (except the water main line valve) necessary to complete the live tap connection.  Contractor shall notify the Engineer and AWWU 48 hours (two working days) prior to installation of the live tap connection.  In addition, Contractor shall obtain all necessary permits for the live tap connection and pay all associated fees.

2.	Meter: Meter shall be a Turbine Badger Meter or equivalent.  A strainer shall be installed before the meter.

3.	Backflow unit: Backflow preventer shall be a reduced pressure backflow preventer of the size shown on the Plans.  The reduced pressure backflow preventer shall consist of two independently operating, spring loaded, “Y” pattern check valves and one hydraulically dependent differential relief valve.  The device shall automatically reduce the pressure in the zone between the check valves to at least 5 PSI lower than the inlet pressure.  Should the differential between the upstream and the zone of the unit drop to 2 PSI, the differential relief valve shall open and maintain the proper differential.  Mainline valve body and caps including relief valve body and cover shall be bronze.  Check valve moving member shall be center stem guided.  All hydraulic sensing passages shall be internally located within the mainline and relief valve bodies and relief valve cover.  Diaphragm to seat area ratio shall be 10:1 minimum.  Check valve and relief valve components shall be constructed so they may be serviced without removing the valve body from the line.  All seat discs shall be reversible.  Shutoff valves shall be full ported.

The device shall meet the requirements of ASSE Standard 1013; AWWA Standard Code C506-78; and USC Foundation for Cross Connection Control and Hydraulic Research, Sixth Edition.

A permit will be required and can be obtained from the Building Safety permit counter.  Once the permit has been acquired, the installation of the water meter, the backflow preventer, and the related piping within the hydrant box can be completed.  All plumbing work must be done by a Plumbing Contractor licensed by the MOA.  After the installation of the irrigation hydrant piping system, the backflow preventer must be tested by a Certified Backflow Assembly Tester, licensed by the MOA Building Safety Division.  Once the backflow preventer has been certified, a Building Safety plumbing inspector must inspect the total installation within the irrigation hydrant box.

4.	Protective enclosure: Protective enclosure shall be of steel construction with a powder coat finish.  Materials used in the construction shall be in accordance with the Plans and as described below.  Powder coating shall be applied through a minimum of a seven step process to provide an acceptable finish:

1.	Abrasive blast to SSPC10, with a surface profile of no greater than 1.5mils

2.	Iron phosphate treatment to etch surfaces and remove foreign material

3.	Rinse with clear water

4.	Non-chrome seal rinse

5.	Oven drying surfaces prior to powder coating

6.	Apply powdercoat base of zinc rich epoxy primer electrostatically and cure partially

7.	Apply final surface finish of polyester powder electrostatically to a thickness of 3 mils and bake to proper cure schedule.

5.	Concrete edging: Conform to Section 501, Class A.

6.	Irrigation pipe: Irrigation pipe for all main lines shall be High Density Polyethylene pipe (HDPE) SDR-11 Pressure Rated Tube suitable for installation in frozen ground applications.  Pipe sizes shall be as shown on Plans.

7.	Sleeving:  PVC Schedule 40 pipe.  Shall be sized appropriately for irrigation pipe diameter.

8.	Trace Wire: Trace Wire shall be 6 gauge copper trace wire and shall be buried directly over all irrigation main lines and lateral lines 50mm or larger.

9.	Valve boxes: Valve boxes shall be sized as approved by the Engineer to allow the convenient operation and maintenance of the equipment they contain.  The boxes shall be low-pressure structural foam molded plastic enclosures with twist lock lids in green color.

10.	Quick Coupler Assembly: Quick coupler assemblies shall be furnished and installed as shown on Plans and specified in manufacturer’s instructions.  The assembly shall include all equipment and fittings required for connection to the main or lateral line.  The quick coupling valve shall be a one piece type capable of having a discharge rate of 1 to 1.26 l/s (16-20gpm).  The valve body shall be constructed of heavy cast brass.  The cover shall be durable and self-closing.  The valve shall be opened and closed by a brass key of the same manufacturer having a 40/49 (1½”) Male Top Pipe Thread and a 33/42 (1¼”) Female Top Pipe Thread.  The valve throat shall have a keyway with detent positions for regulating water flow.

11.	Furnished Equipment: At the conclusion of all work and upon acceptance of the irrigation system the Contractor shall supply to the Owner the following items:

(4 ea.) Quick Coupler Valve Keys:  Male Top Pipe Thread 40/49, Female Top Pipe Thread 33/42.

CONSTRUCTION REQUIREMENTS

627-3.01 GENERAL. Add the following:

Service Connections: A corporation stop or main valve shall be installed at a point in the service line as close to the main water supply as possible.  There shall be line pressure in the main at all times connections are being made.

Final Acceptance.  The Contractor shall, upon completion of all work involved, notify the Engineer in writing of completion and request a pre final inspection of the project.  This inspection will be performed in the presence of the Engineer, the Water Utility, and the Contractor.  Copies of a list of deficiencies, if any, indicated by this inspection will be furnished to the Contractor for remedial action.  When all corrective action has been completed, the Contractor shall notify the Engineer, and an acceptance inspection will be performed.

Add the following Subsections:

627-3.08 IRRIGATION SYSTEM INSTALLATION.

Water Supply: Irrigation system water service shall be established at locations shown on plans.  It will be the Contractor's responsibility to perform the live tap and arrange for inspection with the Anchorage Water and Wastewater Utility.  This includes securing and paying for any required permits or deposits.  The Contractor shall execute and provide all necessary work to complete the connections and irrigation system as shown on the Plans.

Workmanship and Procedure: Workmanship and Procedure of Irrigation Line:  The routing of the irrigation supply line on the Plans is diagrammatic.  The Contractor shall paint the water line alignment on the surface for approval by the Engineer prior to proceeding with excavation.  The Contractor shall install lines in accordance with the Plans. and prevent damage to existing buried utilities and other existing improvements.  Minor changes caused by actual site conditions shall be made without additional cost.  The Contractor shall have authorized or trained personnel approved/certified by the pipe manufacturer to complete butt fusion required for the installation and connection of the specified pipe product.  Such experience or certification must be submitted prior to beginning any construction on the irrigation system.

Plan Details: All assemblies specified herein shall be installed in accordance with the respective Plan details.  In the absence of Plans or Specifications pertaining to specific items required to complete the Work, the Contractor shall perform such work in accordance with the best standard practices.

Line Clearance: All lines shall have a minimum clearance of 150mm from each other unless otherwise approved by the Engineer.

Joining: The joining of pipes by the butt fusion method shall be in accordance with the pipe manufacturer's written recommendations.

Trenching: Trenches shall be dug straight and pipe shall have continuous support from underlying subbase material.  Trenching excavation shall follow the general layout indicated on the Plans. Sleeving is required under all asphalt pavement areas.

Backfill: Backfill shall consist of excavated native material. Compaction of backfill shall be completed through hand, water, or mechanical methods in 150mm layers to conform to the desired grades without dips, sunken areas, humps, or other irregularities. Prior to backfilling of pipe (at all joints and connections) inspection for leakage shall be completed through the charging and pressure testing of the system unless otherwise approved by the Engineer.

Pressure Test: A pressure and leakage test will be conducted in the presence of the engineer following a 24 hour curing period for all heat weld joints.  The irrigation lines shall be tested under hydrostatic pressure to 8 bars.  Pressure shall be sustained in the lines for not less than four (4) hours. If leaks develop, the joints shall be replaced and the test repeated until the entire system is proven water tight.  Tests shall be observed and approved by the Engineer prior to completion of backfill.

Guarantee: The Contractor shall inform the owner about the layout, operations, maintenance and winterization procedures of the irrigation system. The Contractor shall perform a full shutdown of the system demonstrating each step of the winterization procedures to help MOA Parks and Beautification maintenance personnel to become familiar with it.  The Contractor shall guarantee the system against defects in materials and installation for (30) days after acceptance of the system.  The guarantee period shall start on the first day of operation of the system and end after 30 days of use.  The guarantee period ends on September 25 of the year and restarts in the spring of next year if the full 30 days can’t be completed continuously before winter.  The Contractor shall reactivate the system as early as prudent in the spring and continue the guarantee period.

Winterization: The Contractor shall perform full winterization of the system if it falls within the guarantee period. Winterization shall occur between September 20 and September 30.

As-Built Plans: Upon completion of the irrigation system, the Contractor will supply the Engineer with a reproducible copy of the as-built system.

627-3.09 FINAL ACCEPTANCE. It shall be the Contractor’s responsibility to protect and maintain all valves, valve boxes, and fire hydrants in an operable condition during all phases of construction.

Prior to construction activities, the Contractor shall schedule a field inspection with AWWU and the Engineer to witness and document the condition of the existing valves, valve boxes, and fire hydrants to insure they are in working order.  Cleaning or repair to the valves or valve boxes prior to adjustment will be accomplished by AWWU at no cost to the Contractor.

Failure of the Contractor to schedule and participate in the valve, valve box, and fire hydrant inspection shall result in the Contractor forfeiting all rights to claim that the valves were damaged prior to Contactor construction activity.

If AWWU finds a valve, valve box, or fire hydrant damaged or otherwise rendered inoperable at any time after the inspection as described above, the Contractor shall repair the damage at his expense.

The Contractor shall, upon completion of all work involved, notify the Engineer in writing of completion and request a pre-final inspection of the project.  This inspection will be performed in the presence of the Engineer, AWWU, and the Contractor.  Copies of a list of deficiencies, if any, indicated by this inspection will be furnished to the Contractor for remedial action.  When all corrective action has been completed, the Contractor shall notify the Engineer, and an acceptance inspection will be performed.

627 4.01 METHOD OF MEASUREMENT.

Add the following:

6.	The irrigation system will not be measured for payment.  Acceptance by the Engineer of the completed and tested system shall constitute measurement of the system.

627-5.01 BASIS OF PAYMENT. Add the following:

Payment for Item 627(11), Irrigation System, shall be on based on the Lump Sum contract price. Payment for this item will include all labor, equipment, and material to install the irrigation system including excavation, backfill, water service connection, meter/backflow preventer, metal cage, and all work to provide any irrigation power service connections. Permit and AWWU hook-up fees, individual small fittings and other minor components and as-builts are subsidiary to the Item 627(11) Irrigation System and will not be paid for separately. All items and operations necessary for connection to existing water system and repair of existing ground or pavement are subsidiary to the Irrigation system and will not be measured separately.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

627(11)	Irrigation System	Lump Sum

Section 635
Insulation Board

Special Provisions

635-4.01 METHOD OF MEASUREMENT. Delete this Subsection and substitute the following: Insulation board will not be measured.

Sand blanket material is subsidiary.

635-5.01 BASIS OF PAYMENT. Delete this Subsection and substitute the following: Insulation board and sand blanket will be subsidiary to Item 603(1-300) 300mm CSP.

Section 640
Mobilization and Demobilization

Standard Modification

640-2.01 METHOD OF MEASUREMENT. Delete items 3. and 4. and substitute the following:

3.	The remaining balance of the amount bid for this item will be paid after all submittals required under the Contract are received and approved.

(06/25/99)M77

Delete Section 641 in its entirety and substitute the following:

Section 641
Erosion and Pollution Control

Standard Modification

641-1.01 DESCRIPTION. Plan, provide, inspect, and maintain control of erosion, sedimentation, water pollution, and hazardous materials contamination.

641-1.02 DEFINITIONS.

1.	BMP (Best Management Practices). A wide range of project management practices, schedules, activities, or prohibition of practices, that when used alone or in combination, prevent or reduce erosion, sedimentation, and/or pollution of adjacent water bodies and wetlands.  BMPs include temporary or permanent structural and non-structural devices and practices.  The Department describes common BMPs in its Alaska Storm Water Pollution Prevention Plan Guide, June 1, 2004.

2.	ESCP (Erosion and Sediment Control Plan). The general plan for control of project-related erosion and sedimentation.  The ESCP normally consists of a general narrative and a map or site plan.  It is developed by the Department and included in the project plans and specifications.  It serves as a resource for bid estimation and a framework from which the Contractor develops the project SWPPP.

3.	Final Stabilization. A point in time when all ground-disturbing activities are complete and permanent erosion and sediment controls are established and functional. The stabilized site is protected from erosive forces of raindrop impact and water flow.  Typically, all unpaved areas except graveled shoulders, crushed aggregate base course, or other areas not covered by permanent structures are protected by either a uniform blanket of perennial vegetation (at least 70 percent cover density) or equivalent permanent stabilization measures such as riprap, gabions, or geotextiles.

4.	HMCP (Hazardous Material Control Plan). The Contractor's detailed plan for prevention of pollution that stems from the use, containment, cleanup, and disposal of hazardous material, including petroleum products generated by construction activities and equipment.

5.	NOI. Notice of Intent to commence ground-disturbing activities under the NPDES General Permit.  Use EPA Form 3510-9 (Revised 6/03)..

6.	NOT. Notice of Termination of coverage under the NPDES General Permit.  Use EPA Form 3510-13 (Revised 6/03).

7.	NPDES General Permit. The Storm Water General Permit for Large and Small Construction Activities, issued by the Environmental Protection Agency (EPA) under the National Pollutant Discharge Elimination System (NPDES).  It requires an approved SWPPP and NOIs listed as active status by the EPA prior to ground-disturbing activities for the project.

8.	SPCC Plan (Spill Prevention, Control and Countermeasure). The Contractor’s detailed plan for oil spill prevention and control measures, that meets the requirements of 40 CFR 112.

9.	SWPPP (Storm Water Pollution Prevention Plan). The Contractor’s plan for erosion and sediment control and storm water management under the NPDES General Permit.  The SWPPP is developed by the Contractor and describes site-specific controls and management of issues identified for the project.  The approved SWPPP must contain a copy of the Contractor’s signed NOI.

641-1.03 SUBMITTALS. For all projects that disturb 0.4 hectares or more of ground submit three copies each of your SWPPP and HMCP to the Engineer for approval.  Submit one copy of your SPCC Plan (if required under Subsection 641-2.03) to the Engineer.  Sign all submittals.  Deliver these documents to the Engineer no less than five calendar days prior to the preconstruction conference.

The Department will review the SWPPP and HMCP submittals within 14 calendar days. Submittals will be returned to you as either requiring modification unless approved by the Department.  Besides a copy of the Contractor’s NOI, the approved SWPPP must contain a certification and be signed by an authorized representative according to the Standard Permit Conditions of the NPDES General Permit Part 8, Appendix G.  You must receive written notification from the Department that your SWPPP has been approved before you submit your original NOI to EPA.  NOIs can be submitted by Certified mail or through EPA’s electronic NOI system (eNOI).

For regular U.S. Mail delivery:	For Overnight/Express mail delivery:

EPA Storm Water Notice Processing Center	EPA Storm Water Notice Processing Center

Mail Code 4203M	Room 7420

U.S. EPA	U.S. EPA

1200 Pennsylvania Avenue, NW	1201 Constitutional Avenue, NW

Washington, D.C.  20460	Washington, D.C.  20004

For electronic mail, the Contractor must register online with EPA at:  http://cfpub.epa.gov/npdes/stormwater/enoi.cfm.  This website has instructions and guidance on how to set up and use the eNOI system.

Whether submitting the NOI electronically or by mail, you may not begin ground-disturbing activities until the Engineer has issued you a written statement that the EPA has listed your NOI and the Department’s NOI as active.

The Department will submit the approved SWPPP to ADEC that will include both the Contractor and Department NOIs.

The active status NOIs, approved SWPPP, approved HMCP, and submitted SPCC Plan (when required) become the basis of the work required for the project’s erosion, sediment, and pollution control.

Once the Department has determined the site has achieved final stabilization, the Engineer will provide written notification to you that your NOT may be submitted to EPA with a copy to the Engineer.  The Department will transmit the Department’s NOT to the EPA.

641-2.01 STORM WATER POLLUTION PREVENTION PLAN (SWPPP) REQUIREMENTS.

For projects that disturb 0.4 hectares or more of ground, you must prepare a Storm Water Pollution Prevention Plan.  Use the Department's ESCP to develop a SWPPP based on your scheduling, equipment, and use of alternative BMPs.  Follow the format presented in the Alaska Storm Water Pollution Prevention Plan Guide, October 2003.  The plan must consider first preventing erosion, then minimizing erosion, and finally trapping sediment before it enters waterways.

The plan must address your site-specific controls and management plan for the construction site as well as for all material sites, waste disposal sites, haul roads, and other affected areas, public or private.  The plan must also incorporate all the requirements of the project permits.

Specify the line of authority and designate your field representative for implementing SWPPP compliance.  Designate one representative for each subcontractor who performs earth-disturbing activities or who install and maintain erosion and sediment control measures.

641-2.02 HAZARDOUS MATERIAL CONTROL PLAN (HMCP) REQUIREMENTS. Prepare a HMCP for the handling, storage, cleanup, and disposal of petroleum products and other hazardous substances.  (See 40 CFR 117 and 302 for listing of hazardous materials.)

List and give the location of all hazardous materials, including office materials, to be used and/or stored on site, and their estimated quantities.  Detail your plan for storing these materials as well as disposing of waste petroleum products and other hazardous materials generated by the project.

Identify the locations where storage, fueling, and maintenance activities will take place, describe the maintenance activities, and list all controls to prevent the accidental spillage of oil, petroleum products, and other hazardous materials.

Detail your procedures for containment and cleanup of hazardous substances, including a list of the types and quantities of equipment and materials available on site to be used.

Detail your plan for the prevention, containment, cleanup, and disposal of soil and water contaminated by accidental spills.  Detail your plan for dealing with unexpected contaminated soil and water encountered during construction.

Specify the line of authority and designate your field representative for spill response and one representative for each subcontractor.

641-2.03 SPILL PREVENTION, CONTROL AND COUNTERMEASURE (SPCC) PLAN REQUIREMENTS. Prepare and implement a SPCC Plan that is certified by a licensed Professional Engineer, when required by 40 CFR 112, including:

1.	When oil spills may reach navigable waters; and

2.	Your total above ground oil storage capacity is greater than 4,996 liters.

Comply with 40 CFR 112 and address the following issues in your SPCC Plan:

1.	Operating procedures that prevent oil spills;

2.	Control measures installed to prevent a spill from reaching navigable waters; and

3.	Countermeasures to contain, clean up, and mitigate the effects of an oil spill.

641 3.01 CONSTRUCTION REQUIREMENTS. Do not begin ground-disturbing work until the Engineer provides you written notice that both your and the Department’s NOIs have been listed as active and that ground-disturbing work can begin.

Post at the construction site:

1.	NPDES Permit number, if available, and a copy of the NOI,

2.	Name and phone number of your local contact person, and

3.	Location of a SWPPP available for viewing by the public.

Comply with all requirements of the approved HMCP, the submitted SPCC Plan, and all state and federal regulations that pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances.  Contain, clean up, and dispose of all discharges of petroleum products and/or other materials hazardous to the land, air, water, and organic life forms.  Perform all fueling operations in a safe and environmentally responsible manner.  Comply with the requirements of 18 AAC 75 and AS 46, Oil and Hazardous Substances Pollution Control.  Report oil spills as required by federal, state and local law, and as described in your SPCC Plan.

Comply with all requirements of the NPDES General Permit, implement all temporary and permanent erosion and sediment control measures identified in the SWPPP, and ensure that the SWPPP remains current.  Maintain all temporary and permanent erosion and sediment control measures in effective operating condition.

Perform inspections and prepare inspection reports in compliance with the project SWPPP and the NPDES General Permit.

1.	Joint Inspections. Prior to start of construction, conduct a joint on-site inspection with the Engineer and the Contractor’s field representative to discuss the implementation of the SWPPP.

Conduct the following additional joint on-site inspections with the Engineer:

a.	During construction, inspect the following at least once every seven days and within 24 hours of the end of a storm exceeding 12.5 mm in 24 hours (as recorded at or near the project site):

(1)	Disturbed areas that have not been finally stabilized

(2)	Areas used for storage of erodible materials that are exposed to precipitation

(3)	Sediment and erosion control measures

(4)	Locations where vehicles enter or exit the site

b.	Prior to winter shutdown, to ensure that the site has been adequately stabilized and devices are functional.

c.	At project completion, to ensure final stabilization of the project.

2.	Winter Inspections. During winter shutdown, conduct inspections at least once every month and within 24 hours of a storm resulting in rainfall of 12.5 mm or greater.  The Engineer may waive monthly inspection requirements until one month before thawing conditions are expected to result in a discharge, if all of the following requirements are met:

a.	Below-freezing conditions are anticipated to continue for more than one month.

b.	Land disturbance activities have been suspended.

c.	The beginning and ending dates of the waiver period are documented in the SWPPP.

3.	Inspection Reports. Prepare and submit, within three working days of each inspection, a report on state Form 25D-100, with the following information:

a.	A summary of the scope of the inspection

b.	Name(s) of personnel making the inspection

c.	The date of the inspection

d.	Observations relating to the implementation of the SWPPP

e.	Any actions taken as the result of the inspection

f.	Incidents of non-compliance

Where a report does not identify any incidents of non-compliance, certify that the facility is in compliance with the SWPPP and NPDES General Permit.  You and the Engineer will sign the report according to the Standard Permit Conditions of the NPDES General Permit, Part 8, Appendix G.  Include all reports as an appendix to the SWPPP.

Retain copies of the SWPPP and all other records required by the NPDES General Permit, for at least three years from the date of final stabilization.

If unanticipated or emergency conditions threaten water quality, take immediate suitable action to preclude erosion and pollution.

Submit amendments to the SWPPP to correct problems identified as a result of any:

1.	Storm or other circumstance that threatens water quality, and

2.	Inspection that identifies existing or potential problems.

Submit SWPPP amendments to the Engineer within seven days following the storm or inspection.  Detail additional emergency measures required and taken, to include additional or modified measures.  If modifications to existing measures are necessary, complete implementation within seven days.

Stabilize all areas disturbed after the seeding deadline within seven days of the temporary or permanent cessation of ground-disturbing activities.

Submit a signed NOT to EPA and a copy to the Engineer:

1.	When the Engineer has acknowledged to you in written form that the project site (including all material sources, disposal sites, etc.) has been finally stabilized and all storm water discharges from construction activities authorized by this permit have ceased, or

2.	When the construction activity operator (as defined in the NPDES General Permit) has changed and the Engineer provides written notification that your responsibilities with respect to compliance with the NPDES GP on the project have ceased.

If you fail to coordinate temporary or permanent stabilization measures with the earthwork operations in a manner to effectively control erosion and prevent water pollution, the Engineer may suspend your earthwork operations and withhold monies due on current estimates for such earthwork items until all aspects of the work are coordinated in a satisfactory manner.

If you fail to:

1.	Pursue work required by the approved SWPPP,

2.	Respond to inspection recommendations and/or deficiencies in the SWPPP, or

3.	Implement erosion and sedimentation controls identified by the Engineer, the Engineer may, after giving you written notice, proceed to perform such work and deduct the cost thereof, including project engineering costs, from your progress payments.

641-4.01 METHOD OF MEASUREMENT. Section 109 and as follows:

Items 641(2) and (4) will be measured as specified in the contract or directive authorizing the work.

641-5.01 BASIS OF PAYMENT. The Bid Schedule will include either items 641(1) and (2) or items 641(1), (3), and (4).

1.	Item 641(1) Erosion and Pollution Control Administration. At the contract lump sum price for administration of all work under this Section.  Includes, but is not limited to, plan preparation, plan amendments and updates, inspections, monitoring, reporting, and record keeping.

2.	Item 641(2) Temporary Erosion and Pollution Control. At the prices specified in the contract to install and maintain temporary erosion, sedimentation, and pollution control measures.

3.	Item 641(3) Temporary Erosion and Pollution Control. At the lump sum price shown on the bid schedule to install and maintain all temporary erosion, sedimentation, and pollution control measures under the original approved SWPPP and HMCP.

4.	Item 641(4) Temporary Erosion and Pollution Control Amendments. At the prices specified in the directive for extra, additional, or unanticipated work to install and maintain temporary erosion, sedimentation, and pollution control measures.  All work paid under this item will be shown as amendments to the original approved SWPPP or HMCP.

Temporary erosion and pollution control measures that are required at Contractor-furnished sites are subsidiary.

Perform temporary erosion and pollution control measures that are required due to your negligence, carelessness, or failure to install permanent controls as a part of the work as scheduled or ordered by the Engineer, or for your convenience, at your own expense.

Permanent erosion and pollution control measures will be measured and paid for under other contract items, when shown on the bid schedule.

(02/19/04)M111

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution Control Administration	Lump Sum

641(3)	Temporary Erosion and Pollution Control	Lump Sum

641(4)	Temporary Erosion and Pollution Control Amendments	Contingent Sum

Section 642
Construction Surveying and Monuments

Special Provisions

642-3.01 GENERAL. Delete the seventh paragraph.

(3/31/00)R252M98

Delete item number 10 after the heading “Perform the following:” and substitute the following:

10.	Necessary cross sections at retaining wall locations.  Cross section data shall be taken at 5.0 meter intervals and given to the Engineer 10 days prior to ordering retaining wall materials.  At that time, the Engineer will verify the plan quantity and make any necessary adjustments to the wall size, design or configuration.

11.	All other surveying and staking necessary to complete the project.

(5/8/00)R255M98

642-3.02 CROSS-SECTION SURVEYS Under the heading “The following shall be required of the Contractor:,” delete item 1, and substitute the following:

1.	Field Books (level, Cross-Section, Slope Stake, etc.).  Hardbound “Rite-in-the-Rain” or similar weather resistant books.  Field books become the property of the Department upon completion of the work.

(3/31/00)R252M98

642-5.01 BASIS OF PAYMENT. Add the following after the first paragraph: Where the bid item for Reference Existing Monument does appear in the bid schedule, work associated with preparing and recording the Monument Record Forms is subsidiary to Item 642(9) Reference Existing Monument.  Payment of Item 642(9) will not be processed until the Monument Record Forms are prepared and recorded in the local Recorder’s Office.

Section 643
Traffic Maintenance

Special Provisions

643-1.03 TRAFFIC CONTROL PLAN. Replace the last paragraph with the following: You may request a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project in writing.  If the waiver is approved, all movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan. Maintain a minimum 3.6 meter lateral separation between the non street legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations.

(07/02/03)R222M98

Standard Modification

643–1.04 WORKSITE TRAFFIC SUPERVISOR. Item 1. Qualifications, delete the last paragraph and replace it with the following:

Renew certification no less frequently than every 4 years, and be able to show their certification anytime they are on the project.

Delete Item 2.b. and replace it with the following:

b.	Physically inspect the condition and position of all traffic control devices used on the project at least once each day and once each night.  Ensure that traffic control devices work properly, are clean and visible, and conform to the approved TCP.  Complete and sign a detailed written report of each inspection on the form provided by the Engineer within 24 hours.

Delete item 2.h. and replace it with the following:

h.	Certify that all flaggers are certified as required by Subsection 643-3.04.4.  Submit a copy of all flagger certifications to the Engineer.

(07/03/03)M108

Special Provisions

643-2.01 MATERIALS. Add the following:

17.	Flexible Markers. Refer to subsection 606-2.01 Materials.

(07/02/03)R222M98

Standard Modifications

Add the following Subsection:

643-2.02 CRASHWORTHINESS. Submit documentation, by the method indicated, that the following devices comply with the requirements of the National Cooperative Highway Research Program (NCHRP) Report 350, (Test Level 3) on the given schedule.

| Work Zone Traffic Control Device Compliance with NCHRP 350 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Devices | Compliance Required for New Devices* | Full Compliance Required** | Method of Documentation |
| 1 | Cones, candles, drums w/o attachments, delineators | 10/1/98 | 1/1/02 | Manufacturer’s Certification for devices exceeding height and weight limits |
| 2 | Barricades, portable sign supports, drums w/ lights, other devices weighing less than 45 kg but not included in category 1. | 10/1/00 | 1/1/04 | FHWA approval letter. |
| 3 | Truck mounted attenuators and portable crash cushions. | 10/1/98 | 1/1/02 | FHWA approval letter. |
|  | Portable concrete barriers | 10/1/02 | 1/1/08 | FHWA approval letter. |

*  All devices purchased after this date.

**All devices used after this date.

Category 1 devices that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350, Test Level 3. This certification may be a one-page affidavit signed by the vendor.  Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.  No certification is required for devices within the weight and height limitations.

Composition		Weight		Height

Cones		Rubber			 9 kg	920 mm

Plastic			 9 kg	1220 mm

Candles	Rubber			 6 kg	920 mm

Plastic			 6 kg	920 mm

Drums		Hi Density Plastic	35 kg	920 mm

Lo Density Plastic	35 kg	920 mm

Delineators	Plastic or Fiberglass	 N/A	1220 mm

Category 2 and listed category 3 devices may be documented by submitting an official letter from the Federal Highway Administration stating the device NCHRP 350, Test Level 3 requirements. Letters for many devices may be found on the FHWA’s Work Zone Device web site: (http://www.fhwa.dot.gov/).

Submit documentation of compliance to the Engineer before using devices on the project.

(9/29/00)M91

Special Provisions

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. Add the following: Whenever construction activity encroaches onto the safe route in a traffic control zone, station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

(07/02/03)R222M98

Standard Modification

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION. In the fourth paragraph, third sentence, change “crossings” to “closures”.

(06/25/99)M 80

Special Provisions

643-3.04 TRAFFIC CONTROL DEVICES.

Standard Modification

Delete the sixth paragraph and replace it with the following:

Use only traffic control devices that meet the requirements of the “Acceptable” category in ATTSA “Quality Standards for Work Zone Traffic Control Devices”.

(07/03/03)M108

Special Provisions

Delete the first sentence of the eighth paragraph and substitute the following:  All items paid under this Section shall remain your property unless stated otherwise.

Add the following to 1. Embankments.: Close all trenches and excavations at the end of each continuous work shift.

Add the following to 3. Fixed Objects.: Remove all obstructions greater than 100 mm above the nominal foreslope grade at the end of each continuous work shift.

(07/02/03)R222M98

Standard Modification

Item 4. Flagging, delete the sixth paragraph and replace it with the following:

Renew flagger training and certification no less frequently than every 4 years.  Flaggers must be able to show their flagger certification anytime they are on the project.

(07/03/03)M108

Delete item 6 and replace with the following:

6.	Street Sweeping. Keep free of loose material all paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where your operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

7.	Power Brooming. Use a power broom capable of ejecting all loose material to the shoulder of the road.  Remove all loose material from all pave portions of the roadway and haul routes open to the public.  This includes sections of roadway off the project where the Contractor’s operations have deposited loose material.

Change items 7 and 8 to 8 and 9 respectively.

Add the following:

10.	ET-2000 LET.  The price listed in the Traffic Control Rate Schedule will be full compensation for the purchase, installation, maintenance during construction, removal and salvaging the ET-2000 LET unit(s).  Deliver the salvaged unit(s) to the nearest DOT&PF Maintenance and Operations’ district office, or as directed by the Engineer.

643-3.05 AUTHORITY OF THE ENGINEER. Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT. Add the following: Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding,” potholes, excessive dust or mud, or dirty or out of place traffic control devices. The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full unimpeded use by the public. Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1
ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. Delete the last sentence and substitute the following: Unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic during the times listed below.

1.	Friday from 1200 hours to Sunday 2300 hours

2.	Around any holiday:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 1200 on the Friday before the holiday to 0300 on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply from 1200 on the Tuesday before the holiday to 0300 on the Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 1200 on the day before the holiday to 0300 on the Monday after the holiday.

Lane restrictions, if allowed shall be conducted so that no more than a 10 minute accumulated stopped delay, 40 vehicles, or 0.4 kilometers of traffic is detained, whichever occurs first, before releasing the detained motorists.  During paving operations a 20 minute stopped delay, 80 vehicles, or 0.8 kilometers of traffic detained, will be allowed for all motorists except school buses.  If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

Obtain the local school bus schedule and coordinate his work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.  Make every effort not to delay school buses through the construction work zone.

643-3.09 INTERIM PAVEMENT MARKINGS. In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following: Apply final pavement markings according to Subsection 670-3.01 CONSTRUCTION REQUIREMENTS of these Special Provisions.

(07/02/03)R222M98

Add the following Subsection:

643-3.10 PUBLIC INFORMATIONAL PROGRAM.  Provide a Public Information (PI) professional to accomplish the work outlined in this subsection. The PI person shall have a minimum of five (5) years demonstrated professional experience in performing similar informational campaigns involving multi-media, ie: television, radio, newspaper and public presentations. That person shall be responsible for aspects of this service including coordination; public interaction; preparing graphics; developing mailing lists; supplying updated information; and labor, equipment, postage, and materials to provide this service. Logos, reports, software, visual aids, graphics and work products developed for this Project shall become the property of the Department, and delivered to the Engineer at the end of the work. The PI professional's office shall be equipped with a facsimile machine.

This professional shall be responsible for the following tasks for the PI Program:

1.	Mail-outs. Design and distribute three informational mail-outs/flyers each construction season, which will be approved by the Engineer. The mail-outs shall contain most of the following:

a.	a brief description and map of the Project,

b.	the Contractor's anticipated construction schedule,

c.	a narrative of the possible delays to the traveling public through the Project,

d.	detailed traffic information such as intersection, lane and/or sidewalk closures, their corresponding detours, and their effective dates,

e.	locations of temporary bus stops,

f.	a description of possible impacts to abutting property accessing the Project,

g.	a listing of locations where current Project information may be obtained,

h.	date and times of Open House meeting as required by the Engineer,

i.	the Contractor's 24-hour message number and office telephone number, and

j.	the Engineer's Project office telephone number, e-mail address, and the web site address containing Project updates, schedules and general narrative information.

The last mail-out shall also contain a questionnaire to aid in preparing the final Report required under Item 5 below.

The mail-outs shall be sent to addresses within one city block on either side of the Project corridor, and shall be addressed to both the owner of record and the current tenant. It shall be distributed at the following times:

a.	two weeks before construction begins,

b.	at the approximate one-third point of construction season, and

c.	at the approximate two-thirds point of construction season.

2.	Weekly Notices. Write and submit weekly Public Information Notices that identify road closures, restrictions to traffic, and detours. Areas of potential traffic delay shall be emphasized and alternative routes noted. Coordinate this effort with the Engineer and the Department's NAVIGATOR Informational Program. Telephone numbers for further information, and the date and time for the next scheduled public open house meeting shall be provided. The Engineer will approve the Notices. Hand carry or fax the Notices to the local news broadcasting media, emergency services, public service organizations and the major retailers near the Project corridor.

Notices shall also be distributed to the following local officials and transportation organizations, including but not necessarily limited to:

Alaska Carriers Association

Alaska Trucking Association

Alaska State Troopers

Anchorage Daily News

Anchorage Police Department

Anchorage Fire Department

Anchorage School District

Federation of Community Councils

Local Emergency Medical Services

People Mover Transit Authorities

Pulse Publications (East, West & Southside)

Spenard Community Council

US Postal Service

The Notices shall be submitted at the following times:

a.	one week before the beginning of construction,

b.	on Wednesday of each week during construction, and

c.	before a major change or disruption to traffic or local access.

Additionally, the PI professional shall notify business and residents that front the Project of scheduled road closures or of driveway, curb or sidewalk reconstruction, or any other work affecting them. Property owners with the work segment shall receive the Notices a minimum of one week before beginning the work within their segment. Lastly, provide daily information to those media who do non-paid public service road reports or announcements, and/or "Eye-in-the-Sky" commuter road reporting.

3.	Public Open House Meetings. Prepare presentations for the Engineer's Open House Meetings, and for of each of the Community Councils that represent areas affected by this Project. The Community Council meetings attended shall be the last regularly scheduled meetings before beginning construction.  Presentation size graphics shall be used to help explain the Project to the general public.

The PI professional shall be the Contractor's representative and spokesman, able to speak for him. The PI professional shall be available to attend additional public meetings, up to five, as requested by the Engineer.

4.	Other Agency Coordination. Coordinate with the Anchorage People Mover Transit Department (343-8294) to take advantage of programs which will help decrease traffic through this Project, such as Park-and-Ride with express bus service, Ride Share, and the car pooling program. Also coordinate major detours and closures with emergency service providers (police, fire, and ambulance), Anchorage School District bus operators, postal service, and the People Mover.

5.	Final Report. Before Project completion, submit a Report evaluating the Public Informational Program as detailed under this Subsection. The Report shall include an outline of the program, an analysis of the program's effectiveness, and suggestions on how to improve the program's effectiveness, economy, and usefulness on future projects.

6.	Project Progress Meetings. Attend scheduled or special Project meetings between the Contractor and the Engineer at the field office.

7.	Web Page. Generate an INTERNET web site for the Project containing Project updates, schedules and general narrative information. Add links to the Department's NAVIGATOR Home Page (www.dot.state.ak.us/navigator.html). Update the site weekly.

(5/01/03)R102M98

Standard Modification

Add the following new Subsection:

643-3.11 HIGH VISIBILITY CLOTHING. Ensure all workers within project limits wear an outer visible surface or layer that complies with the following requirements:

1.	Tops.

Wear fluorescent vests, jackets, or coverall tops conforming to Class 2 at all times.  Class 2 requires at least 0.50 square meters of conforming fluorescent red-orange background material and at least 0.13 square meters of conforming retroreflective striping.  Retroreflective striping shall be fluorescent yellow-green combined-performance material.

The vest, jacket, or coverall top shall have two over the shoulder combined-performance retroreflective stripes, and at least one 360-degree horizontal combined-performance retroreflective stripe around the torso.  Jackets and coverall tops shall have two horizontal combined-performance retroreflective bands on each sleeve; one above and one below the elbow.

2.	Bottoms.

Wear fluorescent red-orange Class E pants or coverall bottoms during nighttime work (sunset to sunrise).  Flaggers shall wear fluorescent red-orange Class E pants or Class E coverall bottoms at all times.  Furnish each garment with two 50-millimeter wide combined-performance fluorescent yellow-green retroreflective horizontal stripes on each leg.

3.	Raingear.

Raingear tops and bottoms, when worn as the outer visible surface or layer, shall conform to the requirements listed above in (1) Tops and (2) Bottoms.

4.	Exceptions.

When workers are inside an enclosed compartment of a vehicle, they are not required to wear high visibility clothing.

5.	Standard.

All high visibility garments shall conform to the requirements of ANSI 107-1999 as well as this specification.  Class 2 and Class E garment requirements are defined in that standard.  All retroreflective material must also qualify as combined-performance fluorescent material.

6.	Labeling.

All garments shall be labeled in conformance with Section 10.2 of ANSI-107-1999.

7.	Condition.

Furnish and maintain all vests, jackets, coveralls, rain gear, hard hats, and other apparel in a neat, clean, and presentable condition.

(12/02/03)M109

643-4.01 METHOD OF MEASUREMENT. Add the following: Payment for Item 643(31) will be made on a contingent sum basis for work completed and accepted by the Engineer.

(5/01/03)R102M98

Page 376, under item 6 “Interim Pavement Markings,” delete the second paragraph.

Add the following: No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  All work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

(07/02/03)R222M98

Standard Modification

Add the following:

Payment for high visibility clothing for workers is subsidiary to other items.

(12/02/03)M109

643-5.01 BASIS OF PAYMENT. Add the following:

The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Meter | $215.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion | Each | $3,000.00 |
| Pilot Car | Hour | $65.00 |
| Watering | Kiloliter | $5.25 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Meter | $8.00 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Meter | $12.50 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Meter | $4.00 |
| Temporary Guardrail | Meter | $70.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Meter Meter Meter Each | $0.90 $2.13 $0.24 $40.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $36.00/hour. The Engineer does not require a change order/directive for the flagging pay item. Flagging associated with Change Order work will be paid at the prices agreed to in the Change Order, or on a time and materials basis in accordance with Subsection 109-1.05

(07/02/03)R222M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

643(31)	Public Informational Program	Contingent Sum

Section 644
Services to be Furnished by the Contractor

Special Provisions

644-2.01 FIELD OFFICE. Delete this subsection in its entirety and substitute the following: Furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after issuance of the notice of project completion as defined in Subsection 105-1.15.  The following office requirements shall be met:

1.	A minimum of 100 square meters of floor area. The office area shall be divided so that it contains an office room separated by a closable door. The office room shall have a minimum of 15 square meters of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of six (6) electrical outlets.

4.	A minimum of 9 square meters of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities and potable drinking water provided.

7.	Three (3) telephone service lines available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within 1600 meters of the project.

10.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

11.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

12.	Provide one mobilization and one demobilization of the Engineer’s office equipment and furniture.

R63M98(09/28/00)

Standard Modification

644-4.01 BASIS OF PAYMENT. In the last full paragraph, beginning with “Furnishing the following is subsidiary”, after “platform scales,” insert “ scale operators.”

(06/25/99)M 81

Add the following Section:

Section 647
Equipment Rental

Special Provisions

647-1.01 DESCRIPTION. This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer. Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions. These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers. In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED. In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer. The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements. The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work. The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production. The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications. Alterations will not be considered acceptable in achieving the minimum rating. Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL. Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity. All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work. Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS. The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project. The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

647-4.01 METHOD OF MEASUREMENT. The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer. The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment. Travel time to or from the project, will not be authorized for payment.

647-5.01 BASIS OF PAYMENT. Payment for Item 647(5), Backhoe, 4WD, 0.75 m3 Bucket, 56 kW, 4.4 m Depth will be paid on a contingent sum basis at the rate of $125/hour on a per hour basis at the rate shown on the bid schedule.  This shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment. Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

647(5)	Backhoe, 4WD, 0.75 m3 Bucket, 56 kW, 4.4 m Depth	Contingent Sum

(11/12/98)R15M98

Delete this Section in its entirety and substitute the following:

Section 660
Signals And Lighting

Special Provisions

660-1.01 DESCRIPTION. Furnish and install, modify, remove, or salvage one or more traffic signal systems, flashing beacon systems, highway lighting systems, sign illumination systems, traffic count systems, electrical equipment on structures, falsework lighting, partial installations for future systems, or combinations thereof, as specified.

Where an existing system is to be modified, reuse the existing material in the revised system as shown on the Plans or specified in the Special Provisions, and salvage or dispose of other materials.

When required by the Special Provisions, provide an on-site manufacturer’s representative to:

1.	Turn on and adjust the electrical system.

2.	Provide acceptable instruction for the operation and maintenance of the electrical system.

660-1.02 DEFINITIONS. Use the definitions in NEMA TS 2-1992, Traffic Control Assemblies, Section 1, Definitions, along with the following:

Electrolier.	The complete assembly of pole, mast arm, luminaire, ballast, and lamp.

Luminaire.	The assembly that houses the light source and controls the light emitted from the light source.  Luminaires consist of hood (including socket), reflector, and glass globe or refractor.

Lighting Standard.	The pole and mast arm that supports the luminaire.

Vehicle.	Motor vehicle licensed for highway use by the State of Alaska.

660-2.01 MATERIALS. Use materials that conform to Section 740, the Materials Certification List, the Plans, specifications, and the following:

Concrete	Section 501 (Class A)
Grout	Subsection 701-2.03
Reinforcing Steel	Section 503
Paint	Subsection 708-2.01
Anchor Plate	ASTM A 709
Galvanizing	Subsection 716-2.07

1.	Equipment List(s) and Drawings. Within 30 days after the Contract award, submit 8 collated copies of a portfolio of equipment and materials proposed for installation to the Department for review and approval. Include a table of contents in the portfolio(s) that includes each item’s intended use(s) and the following:

a.	Materials on the Approved Products List: The Approved Products List does not apply to the 660 items.  Provide catalog cuts of materials to the Engineer for review and approval.

b.	Materials Not on the Approved Products List: Catalog cuts that include the manufacturer’s name, type of product, size, model number, conformance specifications, and other data as may be required, including manufacturer’s maintenance and operations manuals, or sample articles.

c.	Pole Package. A complete set of design, fabrication, and installation proposals for each signal and lighting pole. Include stamped engineering calculations, shop drawings, welding plans, equipment lists, and pole installation plans.

d.	Materials Not Requiring Certification: Incidental materials incorporated into the work (nuts, ties, bolts, washers, etc.) must meet applicable Specifications and be installed according to manufacturer’s recommendations.  Certification is not needed unless required by the Special Provisions or requested by the Engineer.

2.	As-Built Plans. Prepare 3 complete sets of red lined as-built plans and keep them current with the construction. Detail in the as-built plans construction changes made to the Plans.  Include the following information on the appropriate sheets:

a.	Location and depth of conduit runs

b.	Station and offset of junction boxes

c.	Heights of signal faces and overhead signs

d.	A list of equipment, including manufacturer, brand, and model number installed in each controller cabinet

Furnish copies of the as-built plans at least twice a month during construction so that they may be reviewed for accuracy and completeness. Furnish additional information required to clarify the as-built plans and correct discrepancies.  The Department will not make progress payments for the signal and illumination work completed until reviewing accurate as-built plans reflecting the construction progress. Correct deficiencies before payment.

Before final inspection of the work, submit 3 complete sets of as-built plans to the Engineer. Two (2) colored copies of the as-built plans may be submitted in lieu of keeping the 3 separate original copies.  If this option is chosen a sample of the method of copying must be approved before starting work on the signal and lighting items.

The Engineer will deliver one copy each to State Maintenance and Operations; Technical Services; and attach the appropriate sheets of the last set in clear plastic envelopes to the inside of each controller assembly and load center.

Before final inspection of the work two (2) additional sets of electrical as-built plans shall be submitted to the Engineer.  The Engineer will deliver one copy to MOA Signal Maintenance and one copy to MOA Street Light Maintenance.

3.	Warranties, Guarantees, and Instruction Sheets. Deliver to the Engineer manufacturers’ warranties, guaranties, instruction sheets, and parts furnished with materials used in the work before the Department assumes maintenance responsibilities.

CONSTRUCTION REQUIREMENTS

660-3.01 GENERAL.

1.	Scheduling of Work. Complete each new traffic signal system, highway lighting system, and sign illumination system and ensure it is ready for operation before opening to traffic the corresponding section of new alignment.

Do not place traffic signal systems in operation until the street lighting is energized at controlled intersections.

Install detector loops and underground conduit before applying new pavement.

Do not pull conductors into conduit until the junction boxes are set to grade, crushed rock sumps are installed, grout is placed around the conduit, and metallic conduit is bonded.

Place lighting for pedestrian structures in operation before opening the structure to pedestrian traffic.

2.	Safety Precautions. Before starting work on existing street lighting circuits, de-energize the system by opening disconnect switches, and/or opening bypass switch plugs, and tagging each opened device as detailed in Part 4, Section 44, Article 440 of NESC. Where said circuits are under the control of an electric utility, obtain written assurance daily from the utility that the circuit being worked on has been de-energized.

Post suitable signs at load centers when circuits from that load center are being worked on.

3.	Excavating and Backfilling. Complete all excavation and backfill required to install the signal and lighting components embedded in the roadway as shown in the Plans, including foundations, conduits, and junction boxes. Complete this work according to the requirements of Section 643.  Place excavated materials where it will not interfere with surface drainage.

Support and protect conduits and utilities scheduled to remain in service when you encounter them during excavation.

To install conduits, excavate trenches deep enough to allow for 150 mm of bedding material, the conduits, and at least 760 mm of cover between the top of the largest conduit and finished grade. For conduits buried behind a curb and under a paved surface, provide at least 450 mm of cover.  Keep the longitudinal profile of trench bottoms free of irregularities that would prevent the assembled conduit run from continuously contacting the top of the bedding material.

Dispose of, according to Subsection 203-3.01, all excavated materials that remain after completing all backfill work and all excavated material not meeting the requirements of Selected Material, Type C.

Dewater excavations immediately before and during embedding and backfilling operations.  Backfill excavations with materials that meet the following requirements

▪	Around foundations, use material that meets the requirements of Selected Material, Type A,

▪	Within 1.2 m of paved surfaces, embed and backfill over conduits using the material you excavated if it meets the requirements of the lift in which it is located as shown in the applicable typical section,

▪	In all other locations, embed and backfill over conduits using the material you excavated if it meets the requirements of Selected Material, Type C.

▪	Import, when ordered, embedment and backfill materials that satisfy the preceding materials requirements.

Embed conduit between two 150 mm lifts of material gleaned free of rocks exceeding a 25 mm maximum dimension.  Grade and compact the first lift to provide a surface that continuously contacts the assembled conduit run.

Within 1.2 m of paved surfaces and around foundations, backfill in uniform layers no more than 150 mm deep and compact each layer according to Subsection 203-3.04.  In all other locations, compaction may be as approved by the Engineer.

4.	Welding. Conform to Subsection 504-3.01.8, and the requirements of the individual items.

5.	Removing and Replacing Improvements. Replace or reconstruct improvements damaged by the Contractor’s operations (sidewalks, curbs, gutters, pavement, base material, lawns and plants, and other improvements) that are removed or broken with the same kind of material as found on the work, or with materials of equal or better quality.  Leave the new work in satisfactory and serviceable condition.

Whenever a part of a square or slab of existing sidewalk, curb and gutter, or driveway is broken or damaged, remove the entire square, section, or slab and reconstruct the concrete as above specified.

Before removing the sidewalk, driveways, or pavement material, cut the outline of areas to be removed in concrete sidewalks, driveways, and in pavements through completely with a saw.  Make cuts neat and true and prevent shatter outside the removal area.

6.	Salvaging or Reusing Electrical Equipment. When the Plans include existing electrical systems, save the materials scheduled for reuse and all: controller assemblies, signal equipment, luminaires, lighting standards, signal poles and mast arms, service equipment, and junction box lids.  Transport all signal equipment, if any, to the Municipality of Anchorage, Traffic Signal Warehouse at 5923 Rowan St.  Contact Traffic Signals Electronics Foreman (343-8355); provide 72 hours notice of Contractor’s intent to deliver salvages materials.  Transport all other electrical equipment and associated hardware from the project, the State of Alaska, Highway Maintenance Yard located at 5820 E. Tudor Road in Anchorage.  Allow maintenance personnel to select the equipment they would like to salvage, and dispose of all remaining equipment.  Contact the Maintenance and Operations Superintendent Jerry Reed at (907)-269-5700; provide one-week notice of Contractor’s intent to deliver salvaged materials.

Remove all unsaved materials from the right-of-way, including junction boxes and conductors.  Underground conduits that do not interfere with other construction may, with approval, be abandoned in place with a credit taken by the Department.  Remove the ends of all abandoned conduits from junction boxes that will remain in service.  Meet Subsection 660-3.02 for foundations abandoned in place.

Jointly inventory with the Engineer all materials that will be saved.  Perform the inventory within 15 days following the Notice to Proceed. Note the condition and location of these materials on the inventory.

Remove and deliver all saved equipment without damage. Replace at your expense all saved equipment damaged or destroyed by your operations.

Controller assemblies include the cabinet and all equipment contained in the cabinet before Contract award, including the controller unit, timing modules, switches, detector control units, and conflict monitor unit.

Clean, re-lamp, and recondition the equipment to be reused according to Subsection 660-3.01.8.  In addition, furnish and install all materials and equipment needed to complete the work specified, including new

▪	Mounting brackets and cables for signal heads relocated on mast arms,

▪	Illumination tap wires and fused disconnect kits in reused electroliers,

▪	Anchor bolts, nuts, washers, reinforcing steel, and concrete for poles or electroliers relocated to new foundations.

If you decide to use new equipment rather than reusing the equipment called for in the Plans and/or Special Provisions, notify the Engineer of the change and include a submittal per Subsection 660-2.01.1.

When the Engineer finds material specified for reuse in an unserviceable condition, repair and refinish or replace it, as directed, with new material, which will be paid for as extra work under Subsection 109-1.05. Complete refinishing work according to Subsection 660-3.01.8.

Repair the holes left in metal poles when signal equipment is removed.  Weld a disk into the hole, grind the weld smooth, and apply a zinc coating according to Subsection 660-3.01.8.  Cut the disk from sheet steel that conforms to ASTM A709 Grade 50.

Fill holes formed by removing junction boxes and foundations with material equivalent to the surrounding material and compact to the same density.

7.	Field Tests. Before acceptance of the work, perform the following tests on electrical systems under this Section, in the presence of the Engineer.  Furnish the necessary equipment needed to perform these tests. The Department reserves the right to retest, and the test results will govern the acceptance or rejection of the installation. Replace or repair at the Contractor’s expense, and in an approved manner, faults in material or part of the installation revealed by these tests.  Repeat the same test until no fault appears.

a.	Continuity. Test each circuit for continuity.

Test each loop detector circuit for continuity at two locations:

(1)	Loop detector at the junction box before splicing with the loop detector lead-in cable must have a value less than 0.5 ohms.

(2)	Loop detector and lead-in cable system at the traffic signal controller cabinet or detector cabinet after splicing in the junction box must have a value less than 5 ohms for single pair lead-in cable and 10 ohms for multi-pair lead-in cable. The continuity test ohm reading at the traffic signal controller cabinet or detector cabinet must be greater than the ohm reading measured at the loop detector at the junction box.

b.	Grounds. Test for grounds in each circuit by physically examining the installation to ensure that required grounding bushings, bonding jumpers, and ground rods have been installed and are mechanically firm.

c.	Insulation Resistance Test. Perform a megohm test on each circuit, between circuits, and between the circuit and a ground. Measure each detector loop and lead-in cable system at the traffic signal controller cabinet or at the detector cabinet between one loop detector lead-in conductor and the cabinet ground rod. Ensure the insulation resistance is not less than 100 megohms or the minimum specified by the manufacturer, measured at 500 volts DC. Disconnect lamps and magnetometer sensing probes before the megger test.  Document these tests in writing, for each circuit, and submit to the Engineer before acceptance of the system.

d.	Inductance Test. Measure each detector loop and lead-in cable system at the traffic signal controller cabinet or detector cabinet. The inductance must be in the range of 50 to 500 microhenries.

e.	Circuit. Energize every signal indication circuit with lamps installed before installing the load switches.

f.	Functional. Perform the following tests on each signal and lighting system after the component circuits have satisfactorily passed the tests for continuity, grounding, insulation integrity, and circuitry.

(1)	Perform the functional test for each new traffic signal system by running at least 24 hours of flashing operation, followed by not less than 5 days of continuous, satisfactory operation.  Flashing portion of the test may be omitted for a modified signal system or if there was an existing signal maintained at this location during the construction activity.

The Engineer and the final owner of the signal system will determine if the flashing operation will be required. If the system performs unsatisfactorily, correct the condition and repeat the test until the system runs for 5 days with continuous satisfactory operation.

Do not start signal functional tests on a Friday, Saturday, Sunday, a legal holiday, or the day before the legal holiday.

Initially turn on the system between 9:00 a.m. and 2:00 p.m.  Before turning it on, ensure equipment is installed and operable.  This includes, but is not limited to, pedestrian signals and push buttons; signal face backplates and visors; vehicle detectors; highway lighting; and regulatory, warning, and guide signs.  Aim signal faces as required by Subsection 660-3.08.

(2)	Perform the functional test for each highway lighting system until the systems burn continuously 5 days without the photocell, followed by a 5-day operational test using the photocell.

A shut down of the electrical system due to a power interruption does not constitute discontinuity of the functional test if the system is functional when the power is returned.

8.	Repairing Damaged Finishes. Examine new, reused, and State-furnished equipment for damage to its finish before you put the equipment into service.  Repair the damaged finishes found according to the following:

a.	Galvanized. Repair damage to galvanized finishes by applying a minimum 200 micrometers of sprayed zinc (metallizing) completed according to ASTM A780 and SSPC 23.00 Guide for Thermal Spray Metallic Coating Systems.

If the damaged areas are more than 300 mm away from all welds and slip fit areas, you may also make the repair by applying a minimum 200 micrometers of zinc-based alloy applied according to ASTM A780.

b.	Painted. Repair damage to painted finishes according to the following

(1)	Wash the equipment with a stiff bristle brush using a solution of water containing 7.8 ml of heavy-duty detergent powder per liter (2 tablespoons per gallon). After rinsing, wire brush surfaces to remove poorly bonded paint, rust, scale, corrosion, grease, or dirt.  Remove dust or residue remaining after wire brushing before priming.

(2)	Factory or shop cleaning methods may be used for metals if equal to the methods specified herein.

(3)	Immediately after cleaning, coat bare metal with pre-treatment, vinyl wash primer, followed by 2 prime coats of zinc chromate primer for metal.

(4)	Give signal equipment, excluding standards, a spot-finishing coat on newly primed areas, followed by 1 finishing coat over the entire surface.

(5)	Give non-galvanized standards 2 spot-finish coats on newly primed areas.

Paint coats may be applied either by hand brushing or by approved spraying machines.  Perform the work in a neat and workmanlike manner. The Engineer reserves the right to require the use of brushes for the application of paint, should the work done by the paint spraying machine prove unacceptable.

660-3.02 FOUNDATIONS.

1.	Cast-in-Place Foundations. Cast foundations for posts and poles in holes drilled at each pole’s location shown in the Plans.  Use precast or cast-in-place foundations for cabinets.  Locate the tops of all traffic signal post and pole foundations flush with the adjacent finished:  walkway, shoulder, or surrounding ground.

a.	Form the entire controller foundation and the top 300 mm of pole or post foundations and give the top a smooth steel trowel finish.

b.	Place conduits in the center of the pole-post foundations with clearance allowed for bushings. If subsurface conditions prevent completing a drilled hole, and when approved, use a corrugated metal pipe (CMP) form as a substitute for the drilled hole. Consider the savings in concrete to offset the cost of supplying and installing the CMP form. No additional payment will be made for the CMP formed foundation.

c.	When a CMP is used, over-excavate the area around the form enough to allow for proper compaction around the form. Perform backfill operations according to Section 204. Do not use water for drilling operations or other purposes where it may enter the hole.

d.	Use controller cabinet anchor bolts as recommended by cabinet manufacturer and set with a template.

e.	Place Class A concrete meeting Section 501.  Place reinforcing steel meeting Section 503.  If required, use corrugated steel pipe that is at least 2 mm (14 gage), meeting Subsection 707-2.01.

f.	Drill holes or use forms that are vertical and true to the locations shown in the Plans.  Before placing the form or reinforcing steel cage, remove loose material to ensure the foundation rests on firm, undisturbed ground.

g.	If a reinforcing steel cage is required, place and secure it symmetrically about the vertical axis and securely block it to clear the sides of the foundation. Use a template to securely support anchor bolt assemblies and conduit ends so they do not move during concrete placement.

h.	Do not permit surface water to enter the hole. Before placing concrete, remove water that may have infiltrated in the hole.  Thoroughly moisten both the forms and the ground before placing concrete. Pour each foundation in one continuous pour.

i.	Do not erect or place posts, poles, and pedestals on the foundation until 7 days after placing the concrete. Plumb the assembly by adjusting the nuts on the anchor bolts before attaching the galvanized skirt.

j.	Replace, with no additional compensation, finished foundations with anchor bolts that do not match the base plate of the pole or are out of plumb.  Do not modify the anchor bolts or base plate to get the base plate set on the leveling nuts.

k.	Install the bottoms of the bottom leveling nuts in a level plane within 25 mm of the top of foundations. Generously lubricate the bearing surface and internal threads of top nuts with beeswax and tighten the top nuts according to the anchor bolt tightening procedure included in the contract documents.

l.	Attach a 4 AWG, bare, solid copper wire as a grounding electrode conductor to the #4 spiral bar in the reinforcing steel cage.  Use an irreversible compression connector or cadweld to make the attachment.  Protect the attachment during concrete placement.  In foundations that lack reinforcing steel cages, install 6.5 m of coiled 4 AWG, bare, solid copper wire as the grounding electrode.  Route the conductor to protrude near the top, center of the foundations. Slide a minimum 150 mm long, non-metallic, protective sleeve over the conductor. Allow 25 mm of the sleeve and 600 mm of conductor to protrude from the foundations.

m.	Provide new foundations and anchor bolts of the proper type and size for standards that are to be relocated. Install the anchor bolts on a bolt circle that matches the base plate.

n.	Install frangible couplings according to the manufacturers written installation instructions.  Use shims furnished by the coupling manufacturer.

o.	Install a raised Type III junction box on the door side of the controller cabinet, and butt it against the cabinet’s foundation unless installing a one-piece cabinet/junction box foundation. Extend the top of the controller cabinet foundation 450 mm above the junction box and provide it with a 25 mm diameter drain. The drain connected to the cabinet interior must empty to the rear and above the ground. Place conduits in the door side half of the foundation to provide adequate terminal block clearance.

p.	Existing foundations may be abandoned-in-place. However, remove the tops of the foundations, reinforcing steel, anchor bolts, and conduits to at least 300 mm below the roadway or trail subgrade, sidewalk, or unimproved ground. Backfill the resulting hole with material equivalent to and compacted to the density of the surrounding ground.

2.	Pile Foundations. Pile foundations shall not be used.

660-3.03 CONDUIT. Run electrical conductors in conduit, except for overhead wiring, wiring inside poles, and when otherwise specified. Use galvanized conduit and fittings that are rigid metal type and manufactured of mild steel or wrought iron for raceways, including bored casings.  Install conduits along the routes detailed in the Plans.  When the routing is not shown in the Plans, route conduits as directed by the Engineer.

1.	When the Plans specify using rigid non-metallic conduit, install rigid metal conduits in structures and foundations, between a load center and the nearest junction box, and on the surfaces of poles and other structures.

2.	Thread and ream the ends of conduits, whether shop or field cut, to remove burrs and rough edges.  Make cuts square and true so that the ends butt together for the full circumference. Do not use slip joint or running threads for coupling conduit. When a standard coupling cannot be used for coupling metal type conduit, use an approved threaded union coupling. Where the coating on ferrous metal conduit has been damaged, paint damaged places with rust preventative paint.

3.	Until wiring is started, cap conduit ends with standard pipe caps or approved plug and coupling combinations.  When caps are removed, provide the threaded ends with approved conduit grounding bushings.

4.	Bury conduit at least 750 mm below the finished grade. However, under paved areas behind a curb, bury the conduit at least 450 mm below the top back of curb or abutting pavement, whichever is lower. See subsection 660-3.01.3 for backfill requirements.

5.	Install rigid metal conduit under pavements that will not be overlaid by jacking them under pavements up to 9 m wide and under pavements greater than 9 m wide by boring or drilling methods.

6.	When encountering obstructions during jacking or drilling operations, obtain approval and cut small test holes in the pavement to clear the obstruction. Locate the bottom inside face of the borepit no closer than the catch point of a 1-1/4 H: 1 V slope from the edge of pavement.  Do not leave these pits unattended until the means of protection has been approved.

7.	Keep the bottom of trenches for conduit relatively free of sharp irregularities that would cause pinching and excessive bending of the conduit.

8.	Position conduit ends in junction boxes to provide clearances of at least 63 mm around 50 mm conduits and at least 50 mm around conduits larger than 50 mm.

9.	Sweep conduits through the bottom of junction boxes using 90-degree elbows and nipples.  Add nipples that terminate at least 125 mm above the bottom of all junction boxes and a minimum of 150 mm below the top of the Type IA boxes and 300 mm below the top of Type II and Type III boxes.  When you adjust existing junction boxes to a new grade, replace the nipples as required to ensure these clearances are met.  Extend loop detector conduits without elbows through the junction box wall a minimum of 50 mm beyond the inside box wall, and ensure they drain into the box.

10.	Furnish foundations with conduits as shown on the Plans.  Extend the conduits a maximum of 50 mm vertically above the foundation and slope towards the handhole opening.  Provide enough clearance between conduits, including protective sleeves, to ensure installing of grounding bushings on conduits.

11.	At low points in conduit runs, install a drain and sump containing approximately 0.06 m3 of coarse concrete aggregate material.  Compact aggregate used for sump as directed to prevent settlement of foundations, junction boxes, or adjacent improvements. Place additional drains adjacent to junction boxes and structures, regardless of the method of conduit placement used.  The drains must be a 9 mm hole drilled in the bottom of the lower straight section of the sweep elbow. Prevent scraping of conductors by deburring drilled drain holes in conduit. Wrap the exterior of the hole with approved filter cloth material and secure it as directed or approved by the Engineer.

12.	Provide conduits for future use with grounding bushings, bonded to ground, and capped with an approved plastic insert type plug. Install a polypropylene pull rope with 900 N minimum tensile strength in conduits that are to receive future conductors.  Double back at least 600 mm of pull rope into the conduits at each end.

13.	Mark underground conduit with a continuous strip of polyethylene marker tape that is 0.102 mm thick and 150 mm wide.  Mark the tape with a black legend on a red background and bury it 230 mm (±75 mm) below the finished grade. Lay two strips of marker tape side-by-side under road crossings.

14.	Where new junction boxes are placed in existing rigid metal conduit runs, fit the conduit with threaded bushings and bond them.

15.	Seal the conduit leading to soffit, wall, or other lights or fixtures below the grade of the junction box by using an approved sealing fitting and sealing compound.

16.	Clean existing underground conduit to be reused in the new system before pulling in the new cables, as follows:

a.	Conduits with reused conductors. Wherever the Plans show reusing existing conduits that contain in service cables, clean them using compressed air. Existing cables that will be reused may be left in the conduits while cleaning.

b.	Conduits with no reused conductors. Ream with a mandrel or cylindrical wire brush and blow out with compressed air.

c.	Use a heavy-duty air compressor that delivers at least 3.5 m3 (125 ft3) per minute of air at 758 kPa (110 psi).

17.	Use conduit of larger size than shown on the Plans, when desired. If used, it must be for the entire length of the run from junction box to junction box. Reducing couplings are not allowed. Increase the size of the junction boxes and perform additional work at the foundations due to the use of larger size conduit, without extra compensation.

18.	Conduits may require routing under or over existing culverts or storm drain systems and other underground utilities with additional drains and aggregate sumps at the low spots.

19.	When the Plans specify modifying existing conduit runs, complete the work as required for new installations using the same sizes of type of conduit.  When extending existing conduits to a new junction box or foundation, add no more than 90 degrees of horizontal bend to the extension. When you install junction boxes in existing conduit runs, remove enough conduit to ensure the conduits meet the requirements of a new installation.

20.	Remove abandoned conduits from junction boxes that will remain in service.

21.	Install expansion fittings, as detailed on the structure plans, where the conduit crosses an expansion joint in the structure. Provide each expansion fitting with a bonding jumper equivalent to a stranded, No. 6 AWG, copper wire, or equivalent copper braid. Use expansion-deflection fittings that are waterproof and permit a 19 mm expansion and contraction and a 19 mm deflection without deformation.

660-3.04 JUNCTION BOXES. Furnish pre-cast reinforced concrete junction boxes of the sizes and details shown on the Plans. Use cast iron lids.

For junction boxes that contain traffic signal conductors, furnish lids with the word TRAFFIC embossed on it.  For other junction boxes, furnish lids with the word LIGHTING embossed on it.

Install junction boxes at the approximate locations shown on the Plans or when a location is not specific, locate the junction boxes as directed by the Engineer. Additional junction boxes installed to facilitate the work will be done at the Contractor’s expense.  Locate junction boxes so they are not in the roadway, sidewalk, or pathway surfaces.  Where practical, place junction boxes shown in the vicinity of curbs adjacent to the back of curb with their long dimension parallel to the curb. Do not locate junction boxes in drainage collection areas.

Effectively ground the covers of junction boxes with metal covers.  Use a 900 mm tinned copper braid for Type IA Junction Boxes and a 1.8 m tinned copper braid for Type II and Type III Junction Boxes.

Bed the entire bottom of junction boxes on coarse concrete aggregate material of a minimum depth of 450 mm.

Place the top of junction boxes flush with the sidewalk grade or top of adjacent curb. When located in an unpaved section adjacent to a paved shoulder, locate the junction box 25 mm below the finished grade. Install flush with the surface in paved areas. Adjust as directed the junction boxes located in areas requiring grading. Adjust junction boxes located in seeded areas to 50 mm below the surface.

Relocation of existing electroliers will include a new Type IA junction box if the existing electrolier installation does not include one.

Relocation of junction boxes will include replacing Type I junction boxes with new Type IA junction boxes.

Adjustment of junction boxes will not include vertical movement if existing conduits enter from the side of the junction box.  The junction box shall be extended by means of a cast-in-place concrete extension collar.  The collar shall be attached by drilling the existing junction box for rebar and securing the rebar with epoxy.  Junction box extension shall allow mounting the standard cast iron lid.

Locate junction boxes immediately adjacent to the pole or fixture they serve with the following limitations:

1.	120 m maximum for all signal interconnect conduit runs and 90 m maximum for all other conduit runs that exclusively contain a single cable conduit run or two loop lead-in cables.

2.	58 m maximum for other conduit runs.

3.	If the limitations require additional junction boxes, locate them on equal spacing subject to the above limitations.

660-3.05 WIRING. Wire cabinets with conductors sized to handle the amperage drawn under full cabinet use.  Make wiring neat in cabinets by cabling wires together with self-clinching nylon ties. Terminate spare conductors on terminal blocks.  Attach conductors, including spares, to terminal blocks with “spade” type terminal lugs.  Furnish additional terminal blocks if enough locations are unavailable in existing terminal blocks. Do not splice conductors within cabinets, poles, signal heads, and luminaires.

Pull conductors into conduit only after junction boxes are set to grade, crushed rock sumps are installed, grout is placed around the conduit, and grounding bushings have been installed on conduits.

1.	Pull conductors by hand or by approved commercially built cable-pulling equipment that is specially designed for that purpose. Do not pull cable by other means.  Equip the cable pulling device with a force limiting circuit and force gauge.

2.	Use wire-pulling lubricant when placing the cables and conductors in conduit. Do not allow the tension of the wire or cable to exceed the manufacturer’s recommend allowable tension for the conductor or cable.

3.	When adding new conductors to a conduit with existing conductors, remove conductors and clean the conduit with a mandrel or brush.  Pull both old and new conductors through as a unit. In a new installation, pull conductors through the conduit as a unit.

4.	Leave at least 300 mm of slack in the bottom of each signal or combination signal and lighting pole of each signal conductor or cable. Neatly leave at least 900 mm of slack illumination and signal conductor or cable curled up in the bottom of each junction box or splice location.

5.	Separate the neutral for pedestrian push button circuits from the signal light circuit neutral.

6.	Run signal and feeder conductors continuously without splices from a terminal block located in a cabinet, compartment, or signal head, to a similarly located terminal block.  When modifying an existing signal system, splice existing conductors (cables) to new conductors (cables) as required to complete the signal, opticom, and interconnect systems. Make these splices only in pole bases, signal terminal compartments, or the controller cabinet.

7.	Route highway illumination cable through each lighting pole designated for connection to that cable’s circuit. Do not splice illumination cable between a load center and a pole or between poles. Join the individual conductors by using non-insulated overlap type pressure connectors.  Insulate with mastic-lined heat shrink tubing or 2 layers of one-half lapped UL listed electrical tape. Do not use wire binding screws, studs, or nuts. Stagger splices to minimize the overall diameter.

8.	Install loops in 25 mm rigid schedule 80 PVC conduit in the roadway and to the nearest junction box.  Run loop lead-in cable continuously without splices from the controller cabinet to the curbside detection junction box nearest the loop being spliced to the lead-in cable. Splice the loop(s) to the lead-in cable by soldering at the junction box and encapsulating in a waterproof splice kit.

Multiple loop configurations must have the individual lead-ins, multiple pair, or single pair brought to the controller cabinet for termination.  Make series connection of loop lead-ins in the controller cabinet only. Wind loops in the same direction with the starting lead marked with an “S.”  Connect the black conductor of the pair shown in Table 660-1 to the “S” designated conductor of the loop. Connect multiple loop detectors in the same lane so that the adjacent loops are in alternating directions clock wise (CW), counter clock wise (CCW), etc.

9.	When splicing loop detectors to multi-pair loop lead-in cables, complete the work according to the following.

a.	See the Plans for the identifying number assigned to each loop detector and the loops assigned to each loop lead-in cable. Using this information, splice the loop detector tails to the paired conductors found in each lead-in cable, using the color code in Table 660-1.

TABLE 660-1
MULTIPLE PAIR LOOP LEAD-IN COLOR CONNECTION SCHEDULE

| Loop Detector Number | Colored Pair |
| --- | --- |
| The lowest numbered loop detector | Red and Black |
| The second lowest numbered loop detector | Blue and Black |
| The third lowest numbered loop detector | White and Black |
| The fourth lowest numbered loop detector | Green and Black |
| The fifth lowest numbered loop detector | Brown and Black |
| Usually a spare pair | Yellow and Black |
| Usually a spare pair | Orange and Black |

b.	Remove a short section of cable jacket and only cut the shielded pairs dedicated to loop detectors being spliced. Run these pairs, without splices, to the controller cabinet.

c.	Strip the insulation from the ends of the conductors. With the loop and lead-in conductors parallel to one another, twist the bare ends together and then solder them together.

d.	Insulate and seal each soldered connection with a mastic lined heat shrink tubing; crimp the ends of the heat shrink tubing with a pair of needle nose pliers.

e.	First, crimp and then solder spade terminals to the ends of the shielded pairs in the controller cabinet.

10.	Maintain the electrical isolation between shields and do not allow the drain wires to come in contact at points other than the ground bus in the cabinet.  Tie drain wires to the ground bus at the controller cabinet.

11.	Encapsulate illumination cable splices in rigid 2-piece plastic molds filled with an insulating and sealing epoxy resin.  Furnish molds large enough to complete the splices and encase the cable jackets in the epoxy resin. Furnish molds rated for 600 volts AC operation and feature fill and vent funnels for epoxy resin. Fill the splice mold bodies with epoxy resin that is resistant to weather, aromatic and straight chain solvents, and that will not sustain combustion.

12.	Encapsulate loop lead-in and telemetry cable splices in rigid, transparent, PVC molds filled with re-enterable polyurethane electrical insulating and sealing compound.  Furnish splice kits rated for 1000 volts AC operation and direct burial.

Provide re-useable four piece molds that are held together with stainless steel hose clamps.  Two pieces form a cylinder and two flexible end caps seal the ends and allow the conductor entry.  Use molds with dimensions suitable for the splice made, encase the cable jackets, and have fill and vent funnels.

Insert a loose woven polyester web that allows a full 6 mm of insulating compound to flow between the splice and the inside of the mold.  Fill the PVC molds with re-enterable polyurethane electrical insulating and sealing compound that cures transparent, is nontoxic, is non-corrosive to copper, and does not support fungi or mold growth.

13.	Permanently identify cables and single wire conductors by labeling pole bases and cabinets, at each detector loop tail/lead-in cable and illumination cable splices, and in junction boxes adjacent to lighting and signal poles.  When modifying an existing system, label new and existing lighting cables/conductors with circuit numbers at locations noted above.  If the existing circuits are not identified, the Engineer will provide the required circuit numbers.

14.	Label the cables used in the signal and illumination systems with the following legends:

a.	Use the legends included in Table 740-2, for the cables listed.

b.	Use the loop number shown on the Plans to label each tail of loop detectors and the paired loop lead-in conductors in the controller cabinet.

c.	For interconnect cables, use the first letter of the direction the cable follows to the adjacent intersection on each cable. Add a number suffix if more than one cable is routed to the adjacent intersection.

Furnish the two types of identification tags listed below that feature hand written legends. Write the legends specified neatly and legibly, using a black marking pen recommended by the tag manufacturer. Replace at no expense to the State identification tags the Engineer deems illegible.

(1)	Use identification cable ties for labeling loop detector tails and the paired conductors included in each loop lead-in cable in the controller cabinet.  Furnish identification cable ties made of nylon that feature a nonmagnetic stainless steel locking device embedded in the head and a tag attached "flag style" to the head. Use cable ties consisting of a single strap with a minimum size tag of 19 mm by 10 mm.

(2)	To label other cables, use cable tags made of nylon reinforced vinyl impervious to the elements and that will not tear.  Provide tags with a 100 mm by 45 mm minimum size that attach flag style at one corner to a single strap. Furnish yellow tags for labeling signal and interconnect cables and red tags for labeling lighting and feeder cables.

15.	Terminate the control and power cables as shown in Table 740-2.

16.	Connect telemetry cable to a Type No. 66B3-50 terminal block.  Start the wiring at the top with Pair No. 1. Connect the incoming cable from the computer to the left side of the terminal block, and connect the outgoing cable to the next intersection to the right side.

17.	Wire luminaires using No. 10 AWG illumination tap conductors that run from the fused disconnect kit in the pole base.

Install a fused splice connector between the line and luminaire ballast tap conductors in the base of every pole equipped with a luminaire.

Attach the conductors to the connector halves with setscrew type pressure connectors.  Provide the plug and socket assembly so that the fuse remains in the load side plug without exposing live metal parts when the connector separates and the coil springs are not included in the current carrying circuit.

Make the fused connectors readily accessible from the handhole. Install tap conductors to prevent slack when their ends touch the top of the foundation.

18.	Retrofit reused poles with new tap wires, fused disconnect kits, and fuses.

19.	Whenever the conductors cannot be terminated as specified in the Plans in circuit breakers due to their size, splice a piece of #8 AWG power conductor onto the end of each conductor using an overlap type, irreversible compression connector.  Insulate the splice with heat shrink tubing. Complete the splice in the space between the top of the load center foundation and the bottom of the cabinet. Limit the length of the #8 AWG conductor to 1.5 m.

660-3.06 BONDING AND GROUNDING. Bond and ground branch circuits according to the NEC and the following requirements.  Make non-current carrying but electrically conductive components, including: metal conduits, junction box lids, cabinets, transformer cases, and metal posts and poles, mechanically and electrically secure to an equipment grounding conductor.  Make fixtures mounted on metal poles, including signal components and luminaires, mechanically and electrically secure to the pole.

Install threaded-type grounding bushings made of malleable iron or steel with a zinc or galvanized finish on the ends of metallic conduits.  Use bushings with an insulated throat, a tin-plated copper saddle for attaching the grounding conductors, and stainless steel set screws.

Install a bare stranded copper wire for the equipment grounding conductor in conduits, except those conduits installed for future use.  Install size 8 AWG conductors, except in those conduits that contain circuit conductors larger than 8 AWG. In this case, install a wire equal in size to the largest circuit conductor.  Attach the grounding conductors to the grounding bushings, leaving 300 mm of slack between each bushing.  Connect grounding conductors together using irreversible compression type connectors to form a fully interconnected and continuous grounding system.

Retrofit existing spare conduits that will contain new cables exclusively with new grounding bushings.  When the Plans require installing or removing conductors from existing conduits, retrofit them with new grounding conductors sized according to the preceding paragraph.

Bond junction box lids to the grounding conductor using copper braid with a cross-sectional area equal to an 8 AWG conductor.  Connect bonding jumpers to the grounding conductors using irreversible compression type connectors.  Replace missing or damaged conduit and junction box lid bonding jumpers.

Join the equipment grounding conductors from the conduits to the 4 AWG grounding electrode conductor using irreversible compression connectors at Portland cement concrete foundations.

When installing signal poles, signal posts, and lighting standards with frangible coupling bases, run a 1.2 m long grounding conductor from the grounding bushing on the conduit to the grounding lug located in the hand hole of each pole.

Bond slip-base type standards and pedestals by using 2 conductors from the conduit, one attached with a ground rod clamp to an anchor bolt and the other connected to the grounding lug located in the hand hole of each pole.

Ground one side of the secondary circuit of a transformer.

Install a 19 mm by 3 m copper clad ground rod inside each controller cabinet foundation and a 6 AWG bare stranded copper wire for the grounding electrode conductor.

660-3.07 TRAFFIC CONTROLLER ASSEMBLIES. Prepare each solid-state, traffic controller assembly to operate various traffic signal devices as shown on the Plans. The controller must provide right-of-way, clearance, and other indications using duration and sequence as determined by preset programming.

Details of operation for the complete controller assembly must be according to the traffic phases; preferential phase sequence and concurrence; signal indications; signal indication sequence; detection requirements; and other details shown on the Plans or as specified herein.

At the time the controller cabinet and equipment are delivered for testing, or if ordered prior to purchase, submit the following for each controller assembly called for in the Plans:

•	Two blackline sets of controller cabinet schematic wiring diagrams

•	Two copies of the manufacturer’s maintenance and operations manuals for the equipment in the cabinet

The schematic wiring diagrams must show all circuits and parts in detail. Clearly identify all parts by name or number. Submit the final wiring diagrams for each controller assembly in an AutoCAD Drawing Interchange File format (DXF, DWG, etc.) on 3.5-inch floppy disk. Use only the default font style and line type distributed with a basic AutoCAD package.

1.	Shop Tests. Deliver the controller units, auxiliary equipment, and fully wired cabinet (including wiring diagrams and manuals) to a designated test location. All items must arrive together. Partial shipments will not be accepted and will be returned to the vendor.

Allow 6 weeks for shop testing.

All equipment must meet the operational and functional requirements of the Plans and Specifications when tested according to NEMA Standard TS 1-1989, Traffic Control Systems.

If a partial failure occurs at any step in the test (physical, environmental, or operational), you may make on-site repairs within 10 days after notification of the malfunction. The test will then be restarted at the beginning of the category in which malfunction occurred. Failing to make repairs within 10 days after notification will result in rejection.

If equipment malfunctions twice in the same category, the equipment will be rejected.

When equipment is rejected, return the entire package (including the cabinet) freight collect to the vendor. Submit the new equipment, with a different serial number, for testing. Do not use rejected equipment on signal projects within the State of Alaska.

Testing after equipment rejection for failure to comply with specification requirements will be at your expense. The Department will make deductions to cover the costs of such testing from any moneys due or which may become due to you under this Contract.

A failure is any occurrence that results in other than normal equipment operation. The equipment is considered to have failed if any of the following occur:

•	The controller unit malfunctions

•	The load switch produces incorrect signal indications

•	The signal conflict monitor fails to satisfy the contract requirements

After the shop test is satisfactorily completed, you will be notified to pick up the tested and marked equipment at the test site. Pick up the successfully tested equipment within 2 weeks of notification and deliver to the work site. Successful test completion does not relieve you of equipment warranty obligations as specified in Subsection 660-2.01.3 or field testing as specified in Subsection 660-3.01.7.

Copies of shop test results will be sent to you, the vendor, and the State Materials Engineer.

2.	Controller Cabinet Installation.

a.	Where the cabinet is mounted on a concrete pedestal foundation, place a 1-inch drain hole or pipe with screen in the foundation, connecting to the cabinet and emptying above the ground line.

b.	Place a 3/8-inch fillet of silicone caulking between each controller cabinet and the concrete slab foundation to prevent dust and dirt from entering the cabinet.

c.	When called for in the Plans or Special Provisions, add 2 inches of approved foam insulation within the bottom of the cabinet between the control equipment and the concrete base. Design all wiring, terminals, and other items to allow sufficient room for the insulation.

d.	On Pre-cast Controller Foundations. When called for in the Plans or Special Provisions, place a 3/8-inch thick, 2-piece exterior grade plywood board on the bottom of the cabinet and under the foam insulation. Place the plywood within the controller cabinet, and do not extend under it. Make holes to allow for the conduits entering the cabinet. Place a pliable sealant composed of a silicon caulking compound between the plywood board and the cabinet and between the plywood board and all the conduits.

e.	Place a ground rod in the Type III junction box next to the cabinet or in the foundation of the cabinet if it is precast foundation.

f.	See Subsection 660-3.05 and Section 740 for wiring requirements.

3.	Controller Operation. Provide the following operations.

a.	Wire the controller cabinet to flash the yellow signals on the main street or highway, and the red signals on the cross streets and left turn lanes.

b.	Make the flashing circuit independent of the controller unit. They must remain in operation upon shutdown of the controller or removal of the controller from the cabinet.

c.	Wire the controller cabinet so that removal of the conflict monitor causes the intersection to go into flashing operation.

d.	Accomplish transfer to flashing operation by relays between the normal load switching device and the field terminals.

e.	Do not operate pedestrian pushbuttons at more than 24 volts.

f.	Controller Priorities. Prioritize the drives, controls and equipment so that each device, control, or item of equipment overrides the operation of those items listed below it:

(1)	Power failure

(2)	Power restart

(3)	Flashing

(4)	Railroad preemptor

(5)	Emergency vehicle preemptor

(6)	Phase selector

(7)	Interconnect

(8)	Time switch

(9)	Normal controller unit operation

Provide the following preemption operations when called for on the Plans or as specified in the Special Provisions.

a.	General. Preemption units must use the controller unit functional inputs and timings to the largest extent possible. Signal load switching control must remain with the controller unit.

b.	Emergency Equipment Preemption. The Emergency Equipment Preemption Routine must consist of 3 functional intervals in the order listed below:

(1)	Enter Preemption Interval.

(a)	Energize a 120 VAC alarm circuit which may be used for a sign, bell, or beacon.

(b)	Immediately advance to the pedestrian clearance interval of any walk that is being displayed. On any phase other than the track clearance phase(s), abbreviate the pedestrian clearance interval by a timer with a minimum range of 0-30 seconds.

(c)	Following the pedestrian clearance period, the controller must advance into and time normally the vehicle clearance intervals.

(d)	If the preemption call is received while in the preempt phase(s), skip step (b) and (c) above.

(2)	Preempt Phase Interval. Hold the controller in the preempt phase(s) until the call is removed.

(3)	Leaving Preemption Interval. When the preemption call is removed, the controller unit must immediately revert to normal operation.

660-3.08 SIGNAL AND LIGHTING STRUCTURES. Install signal and lighting equipment according to the details shown on the Plans and the following:

Remove burrs and sharp edges from inside and outside of holes before passing conductors through the walls of posts, poles, mast arms, signal heads, and other equipment.

Install photoelectric control units to face the north sky.  When installed on the top of steel poles, install the bracket in the center of the rain cap.  Secure it with a locknut and make watertight with a fillet of silicone caulking compound.  When installed on wood poles or Type 1 or 1A Load Centers, couple the bracket to the end of a rigid metal conduit.

1.	Electrolier Installation. Before installation, check the socket position in the luminaire to verify that it corresponds to the setting indicated in the instructions for the light distribution type shown on the Plans. Set the pole with a slight rake, by plumbing the side of the tapered pole away from the road.

After the pole has been plumbed, level the luminaire as recommended by the manufacturer.

2.	Signal Head Mounting. Support bracket mounted signal heads, as shown on the Plans, by mounting brackets consisting of watertight assemblies of 38 mm nominal diameter standard steel pipe and malleable iron or brass pipe fittings.  Members must be either plumb or level, symmetrically arranged, and securely assembled.  Construct these so that conductors are concealed within the assembly.

Attach vehicle and pedestrian signal head mounting hardware to the side of pole that faces away from traffic.

Aim through-phase vehicle signal faces at a point located a distance from the face as shown in Table 660-2.  If 2 through-signal faces are not visible from this point at a height of 1,050 mm above finished grade, consult the Engineer for corrective measures.

Direct pedestrian signal heads at the center of the crosswalk on the opposite side of the street.

TABLE 660-2
THROUGH-SIGNAL AIMING POINT

| 85th Percentile Speed (mph) | Minimum Visibility Distance (m) |
| --- | --- |
| 20 | 55 |
| 25 | 65 |
| 30 | 80 |
| 35 | 100 |
| 40 | 120 |
| 45 | 140 |
| 50 | 165 |
| 55 | 190 |
| 60 | 220 |

The horizontal dimension between the center of a terminal compartment or axis of a signal face and the axis of an immediately adjacent signal face must be a minimum of 550 in side mounted frames and 275 mm in post top installations.

At each signal location, construct a terminal compartment into the mounting brackets. Fit each compartment with a terminal block containing 12 poles, each with 2 screw-type terminals. Each terminal must accommodate at least 3 No. 14 AWG conductors. Provide a rain-tight cover, giving ready access to the terminal block. Provide a bronze terminal compartment of sufficient strength to remain intact in event the pole is knocked down. Provide cast-iron slip-fitters, where used without integral terminal compartment.

For post-top mounting of bracket mounted signals, cast the terminal compartment with an integral slip-fitter. For post-top mounting of a 1 way signal head, a slip-fitter may be used without a terminal compartment.  The slip-fitter must fit over a 100 mm standard pipe or 113 mm outside diameter end of tapered standard. Provide each slip-fitter with 2 rows of cadmium plated steel set screws, with 3 screws in each row to secure the assembly in plumb position.

Where signal heads are side mounted on poles, the terminal compartment must be designed for and securely bolted to the pole. Mount pole side mounted pedestrian and traffic signal heads on the back side of pole unless noted or detailed otherwise on the Plans.  Mount the pole/post mounted traffic signal heads so that no portion of the backplates are hidden by the pole/post.

Equip the signal heads with positive brass lock rings and fittings designed to prevent heads from turning due to external forces. Lock ring and connecting fittings must have serrated contacts.

Equip signal head assembly for suspension from mast arm with a ferrous or bronze plumbizer.

Do not mount signal heads within 300 mm either side of a mast arm extension splice.

Do not install signal heads at intersections until other signal equipment, including the controller, is in place and ready for operation at that intersection, unless the faces are not directed toward traffic or unless the faces are adequately covered.

Side-mount pedestrian signals using a 2-piece, hinge connected, cast aluminum bracket that mounts directly between the pole and the side of the signal head housing. Limit clearance between the head and pole to 75 mm. The bracket must properly fit round poles 100 mm or greater in diameter and allow a minimum rotation of 30 degrees when mounted on a 100 mm pole. Include a rain-tight 12-position terminal block within the mounting bracket.

When you install 5-section vertically stacked signal heads on the sides of poles, secure the vertical framework pipe to the pole using a steel conduit hanger mounted 150 mm below the upper horizontal framework pipe.

3.	Pedestrian Push Button Installation. Install the push button and sign on the crosswalk side of the pole. Install indicator lights when specified.

Pedestrian pushbutton signs must conform to the details in the Alaska Sign Design Specifications (ASDS) and the plans.  Pushbutton signs and The Meaning of Pedestrian Signals stickers, R10-101, shall be installed above each pushbutton.  Pushbutton signs shall be R10-4B (R or L) with the arrow pointing in the direction of the appropriate crosswalk.  The sticker should be installed on each pole, between and immediately above the pushbuttons.  When channel is used for mounting pushbutton signs the top sign bolt shall be tapped into the pole.

660-3.09 MAINTAINING TEMPORARY AND EXISTING ELECTRICAL SYSTEMS. This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the contract.  The work includes: locating, repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned according to the following specifications.

If the electrical system fails to be mounted as specified herein, the Engineer will adjust payments according to Subsection 643-3.06, Traffic Price Adjustment.

Furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities at the Preconstruction Conference.  Make this person available at times until the date of Acceptance for Traffic and Maintenance and provide labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When beginning work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include replacing defective equipment or repairing damage before transferring maintenance responsibility. Therefore, before starting work on the project, inventory the condition of the existing equipment and document damaged and defective equipment, the Engineer will inspect with the Contractor.  If beginning work before providing the Engineer with an inventory, the Contractor will waive the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep components of the existing and temporary electrical systems operational during the progress of the work, except when the Engineer allows shutdowns to alter or remove the systems.  The Engineer will consider these systems operational when no damaged or defective equipment is found in service, components are clean, located, and aligned as specified herein, and photoelectric controls operate the lighting systems.  The State will pay for electricity used to operate the systems, if the public benefits from their operation.  Furnish replacement equipment compatible with equipment used in the Central Region.

Begin work to repair, replace, adjust, realign, clean, and/or relocate components of an affected system within one hour when ordered by the Engineer. If work is not complete, the Engineer may have outside forces complete the repairs and deduct the amount billed from monies due the Contractor.

When working on a traffic signal system, print a record of work performed in the diary found in each controller cabinet.  Make sure each entry includes

1.	The dates and times beginning and completing work, and the names of the crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to the hours traffic restrictions are allowed in subsection 643-3.08, Construction Sequencing.  During shutdowns, use flag persons to control traffic. Provide local traffic enforcement and maintenance agencies 24-hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways remain open to traffic and the work includes modifying the existing lighting systems, energize the modified circuit by sunset on the same day the Contractor retires the original circuit.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever reducing clearance from the traveled way to less than six feet.

During the various phases of construction, shift the signal heads to keep them aligned horizontally and vertically with the approaches according to the following:

1.	For overhead signals located 16 m and more from the stop line, maintain 5.3 m to 6.6 m of clearance between the traveled way and the bottom of each signal. For closer signals refer to the MUTCD for maximum clearances.

2.	For side mounted signals, maintain 2.7 m to 3.4 m of clearance between the traveled way and the bottom of the signal.

3.	Align overhead signals controlling a single lane with the center of the lane.

4.	Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

5.	When the horizontal angle to the side mounted far right signal exceeds 20o, relocate this signal to an overhead location. Measure the angle 3 m back from the stop line on the lane line between the two farthest left through lanes.

i.	With two or more through lanes, center one signal head over each lane.

ii.	With one through lane and protected-permitted signal phasing, leave the five section signal over the lane line and center the signal to be relocated over the through lane.

iii.	Otherwise, install the relocated signal 2.4 m to the right of the signal centered over the through lane.

6.	For pedestrian signals, maintain 2.1 to 2.7 m between the traveled way and the bottom of each pedestrian signal.

7.	Aim signal heads according to Table 660-2 found in Subsection 660-3.08, Signal and Lighting Structures.

When no longer required, salvage original and Department provided equipment according to the Plans and item 6.  Salvaging or Reusing Electrical Equipment found in subsection 660-3.01, and remove other materials used in the temporary systems from the project.

660-3.10 SIGNAL SYSTEM TIMING AND ADJUSTMENTS. The Engineer will use Municipality of Anchorage (MOA) signal maintenance personnel for certain work inside controller cabinets.  Before they arrive to terminate conductors, ensure you have attached terminal connectors to all conductor ends and labeled all paired loop detector conductors and cables as specified in Subsection 660-3.05, Wiring.  On projects outside the MOA, send controller equipment to the MOA for testing and complete all work specified inside controller cabinets.

Controller Cabinet Preparation. Ship the traffic controller cabinet(s) and equipment to the Municipality of Anchorage Traffic Signal Electronics Shop at 3650 E. Tudor Road, Building C.  They will inspect cabinet wiring, burn in signal equipment, customize cabinets for desired operation, and test the equipment according to Subsection 660-3.07, Shop Tests.

1.	Loop Detector Wiring. Municipality of Anchorage Traffic Signal Maintenance (MOA Signal Maintenance) will test and connect all paired loop detector conductors to the terminal blocks.

2.	Control Cable Wiring. When you modify an operational signal system or controller assembly, MOA Signal Maintenance will connect all control cables within the controller cabinet to the terminal blocks.

3.	Timing Adjustments. During construction, MOA Signal Maintenance may adjust the system and intersection operational timing to accommodate project conditions.

4.	Interconnect Wiring. MOA Signal Maintenance will test splice and connect all interconnect wiring to the terminal blocks.

660-3.11 TRANSIT STOP POWER SUPPLY AND LIGHTING. Wood used for transformer mount for Item 660(38) Power Supply and Lighting shall be pressure treated meeting the requirements of Subsection 714-2.01 and finished to meet the requirements of Subsection 708-2.02.

660-4.01 METHOD OF MEASUREMENT. Section 109 and the following:

Item 660(11), Traffic Loop. By each loop unit, complete and in place, including conduit, conductors, and other equipment to the nearest junction box.

Item 660(13), Relocate Electrolier. By each complete unit, removed, relocated, reinstalled, and functional.

Item 660(16), Relocate Junction Box. By each complete unit, removed, relocated, reinstalled or replaced, and functional.

Items 660(17 _), Traffic Signal Modifications at  ____________________. Will not be measured.

Item 660(18), Adjust Junction Box. By each junction box, complete and in place.

Item 660(26), Signal System Timing and Adjustments. Will not be measured.

Item 660(38), Power Supply and Lighting. By each complete installation, complete and in place, including all conduit, conductors, light, wood post, transformer, service connect and other materials necessary for a functional installation.

660-5.01 BASIS OF PAYMENT. The lump sum prices paid for the items included in the Contract includes full compensation for all work involved in furnishing and installing, assembling, modifying, and removing the components of the systems shown on the plans.  This includes: completing all excavation to install foundations, conduits, and junction boxes, backfilling and compacting trenches, removing and replacing improvements, installing sumps under junction boxes, and pulling conductors.  The lump sum prices paid also include full compensation for all work specified in the Standard Specifications and Special Provisions.  This includes: getting all materials approved; preparing as-built plans, maintaining the electrical systems, adjusting junction boxes to grade, making all splices, labeling all conductors, completing all tests, and delivering salvaged electrical equipment.

All work associated with installing loop detectors is subsidiary to Item 660(11), Traffic Loop.  This includes, but is not limited to, saw cutting, asphalt removal, aggregate base course, tack coating and installing new asphalt concrete.

Payment for Item 660(13), Relocate Electrolier, will be made for each installation complete and in place.  Payment will be full compensation for all labor, equipment and materials necessary to furnish and install Relocated Electroliers including, but not limited to, any required excavation and backfill, removal of existing electrolier foundations, relocation of junction box (if required), trenching, conduit, conductors, pulling conductors, installation of electrolier foundations, re-mounting electrolier (including new slip base mounting bolts, washers and nuts),  electrolier fuse kits, replacing bulb in existing electrolier lamp, replacement of electrolier mast arm where indicated on Plans, and delivering salvaged electrical equipment.

Payment for Item 660(16), Relocate Junction Box, will be made for each junction box relocated and adjusted to finish grade.

Payment for Items 660(17_), Traffic Signal Modifications at ______________, will be paid for all signalization improvements as shown on the plans.  Payment will be full compensation for all labor, equipment and materials necessary to furnish and install the signalization improvements.

Payment for Item 660(18), Adjust Junction Box, will be made for each junction box adjusted to finish grade.

The Engineer will pay Item 660(26), Signal System Timing and Adjustments, based on paid receipts plus 15 percent for authorized work performed by the Municipality of Anchorage.  A directive will not be required to initiate payment for work performed under Item 660(26).  The Contractor shall bear all costs of the Municipality re-testing equipment that fails to comply with the Plans and Specifications.

Payment for Item 660(38), Power Supply and Lighting, will be full compensation for all labor, equipment and materials necessary to furnish a functional installation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

660(11)	Traffic Loop	Each

660(13)	Relocate Electrolier	Each

660(16)	Relocate Junction Box	Each

660(17A)	Traffic Signal Modifications at A St. & 36th Ave.	Lump Sum

660(17B)	Traffic Signal Modifications at A St. & 32nd Ave.	Lump Sum

660(17C)	Traffic Signal Modifications at A St. & Benson Blvd.	Lump Sum

660(17D)	Traffic Signal Modifications at A St. & Northern Lights Blvd.	Lump Sum

660(17E)	Traffic Signal Modifications at A St. & Fireweed Lane	Lump Sum

660(18)	Adjust Junction Box	Each

660(26)	Signal System Timing and Adjustments	Contingent Sum

660(38)	Power Supply and Lighting	Each

Add the following Section:

Section 662
Signal Interconnect

Special Provisions

662 1.01 DESCRIPTION. This item consists of all work required to furnish and install signal interconnect in conduit between the controller assemblies shown on the plans and along the route indicated, or as directed by the Engineer.

662-1.02 REGULATIONS AND CODE. Complete all work according to these specifications and Section 660, Signals and Lighting.

662 2.01 MATERIALS. These specifications, Section 660 Signals and Lighting, and Section 740, Signals and Lighting Materials, shall apply. The interconnect cable shall be a 25 pair #19 telephone cable conforming to REA Specification PE 39. The interconnect cable shall be installed in a 53 millimeter galvanized rigid metal conduit.

Completed splices shall be encapsulated in waterproof reenterable type cases. Acceptable splicing materials are listed in the REA Bulletin 344 2 entitled "Lists of Materials Acceptable for use on Telephone Systems of REA Borrowers".

All materials shall be submitted for review and approval per the requirements of Subsection 660 2.01.1, Equipment List(s) and Drawings.

662 3.01 CONSTRUCTION REQUIREMENTS. The signal interconnect is comprised of cable, conduit, junction boxes, other necessary hardware required to complete the item, cable splicing, and the termination of conductors on terminal blocks.

Install interconnect cable without splices between controller assemblies, except when the distance between controller assemblies exceeds the length of cable furnished on a standard shipping reel.  Before pulling signal interconnect cable, submit a plan identifying the junction boxes in which you will make signal interconnect splices to the Engineer for approval.  The Engineer will disallow splices in junction boxes likely to collect surface drainage.

Where allowed, signal interconnect splices shall be completed in accordance with REA PC 2 for splicing telephone cables.

Use Type II Junction boxes. Junction boxes shall be installed at all abrupt changes in conduit alignment and on a maximum spacing of 90 meters. An abrupt change is defined as an angle point or curve with a delta angle greater than 45 degrees.

Install grounding bushings on the elbows and a bare 8 AWG stranded copper wire for the equipment-grounding conductor in all conduits.  Bond and ground the according to subsection 660-3.06 Bonding and Grounding.  Keep junction boxes and conduit ends covered until you begin pulling conductors.  After installing and testing the conductors, plug conduit openings with duct seal to prevent water from entering the duct system.

New controller assemblies shall be furnished with terminal blocks for the interconnect cable.

662 4.01 METHOD OF MEASUREMENT. Signal interconnect will not be measured.

662 5.01 BASIS OF PAYMENT. The contract lump sum unit price for signal interconnect will be full compensation for furnishing all materials , labor, and equipment required to complete the work as specified. Type II junction boxes and terminal blocks for the interconnect cable will be subsidiary to Item 662(2) Signal Interconnect Modifications.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

662(2)	Signal Interconnect Modifications	Lump Sum

Section 670
Traffic Markings

Special Provisions

670-1.01 DESCRIPTION: Delete the first sentence and substitute the following:  This work shall consist of placing Non-Inlaid Methyl Methacrylate Pavement Markings as indicated on Plans.

670-3.01 CONSTRUCTION REQUIREMENTS. Delete item 4. Methyl Methacrylate Pavement Markings in its entirety and substitute the following:

4.	Methyl Methacrylate Pavement Markings.

a.	General. Provide installation instructions for the methyl methacrylate markings a minimum of 15 days prior to application. Retain a copy of the instructions for use on the project.

Ensure the on-site presence of a manufacturer's representative on the first day of striping and any additional days as required.

Adhere to the following:

(1)	You shall have no affiliation with the manufacturer’s representative.

(2)	Install pavement markings using only striping installers certified by the manufacturer of the marking material for the specific striping material and application method.  Submit these certifications 15 days before beginning work.

(3)	Install pavement markings using equipment certified by the marking material manufacturer that is designed and capable of properly mixing at the point and time of application.  Submit these certifications 15 days before beginning work.

(4)	Waste material becomes your property.  This includes all grindings and all removed marking material.  Do not dispose of or store stripe removal wastes material or asphalt grindings on State property.  Dispose of waste material according to applicable State, Federal and local regulations.

b.	Preparation. Prepare the roadway areas to receive methyl methacrylate pavement markings according to the manufacturer's recommendations. Clean and dry roadway surface. Remove contaminants such as curing agents, surface oils, or existing road marking materials prior to applying pavement marking material. Apply first pass markings seven days after the final lift of pavement has been installed.  Apply the final pass a minimum of thirty days after the initial pass or as directed by the Engineer.

c.	Application. Match the new skip stripes to the existing marking pattern on at least one end of the project.  Monitor the bead application to ensure proper bead embedment and density.  In spray applications ensure sinker beads uniformly penetrate the full thickness of the marking.  Apply marking material by one or more of the following methods, appropriate to the pay item(s) in the bid schedule.  Apply markings at the thickness specified uniformly across their width and along their length.  At least two passes of equal thickness are required to obtain the thickness specified.  Place additional passes squarely on top of the first pass, within ± 1.5 mm laterally and ± 75 mm longitudinally.  The thickness specified is the minimum.

(1)	Longitudinal Markings. Apply markings for lane lines, edge lines, and centerlines at a thickness of 1.5 ± 1/8 mm. Apply glass beads at the drop rate specified in Subsection 712-2.18 by double bead gun, one gun directly in front of the spray unit and another directly behind.

(2)	Transverse Markings. Apply markings for crosswalks, stop bars, symbols, transverse markings between gore and channelization striping, and legend markings at a thickness of 3 ± 1/8 mm. Apply Sinker beads as specified in Subsection 712-2.18 at a minimum drop rate of 543 g/m2.

(3)	Longitudinal Extruded Markings. Apply with certified extrusion equipment.  Uniformly apply top coat of beads with a mechanical dispenser.

(4)	Longitudinal Inlaid Protected Markings. Apply with certified extrusion equipment.  Grind the slot to the correct depth, and in proper alignment, using a diamond edged grinder capable of grinding the slot to the specified depth and width in a single pass.  After grinding, obtain approval before placing marking material.  Fill the slot edge-to-edge, making the line flat or slightly convex on top and to the specified width.  Uniformly apply top coat of beads with a mechanical dispenser.  The material depth shall be measured from the peaks created by the groves to the visible surface of the markings.

(5)	Transverse Markings. Apply markings as shown on the Plans.  Apply with certified spray or extrusion equipment.  Apply sinker beads as specified at a minimum drop rate of 543 g/m2.

(6)	Legends Only/Arrows. Apply with certified spray equipment.  Apply sinker beads as specified at a minimum drop rate of 543 g/m2.

d.	Sampling. Record the following readings, and the locations where they were taken, and submit them to the Engineer within 24 hours for evaluation.  Thickness of material and depth of slot are measured from the surface of the pavement.

•	For inlay applications, record the depth of the slot every 100 m during the grinding operation.

•	For all other longitudinal applications, measure the thickness of the lines (above the pavement surface), at the time of application, every 100 m.

•	Inspect the line initially, and again two weeks after placement, to ensure the material has cured properly.  Remove all soft spots or abnormally darkened areas and replace with material meeting specifications.

Apply Methyl Methacrylate pavement markings as shown in the following table.  The table shows final design thickness.  The maximum allowable yield thickness per single-pass of Longitudinal Type markings (non-inlaid) is 1.5 mm.

METHYL METHACRYLATE PAVEMENT MARKING
YIELD THICKNESS TABLE

| Marking Type | Non-Inlaid Markings1 | Inlaid Markings2 |
| --- | --- | --- |
| ##### Longitudinal Type3 ##### (Center and Edge lines) | 2.3 mm | 1.5 mm |
| Transverse Type (Cross Walks, Stop Bars, “Only”s, Arrows and Tracking Lines) | 3 mm | 1.5 mm |
| Neutral Area (Diagonals, Chevrons) | 1.5 mm | Do not inlay these markings |

1.	Measure Type V spray without glass beads.  Tolerance is ±0.1 mm.  Measure the thickness utilizing a wet film thickness gauge.  Collect a sample on a 150 mm x 300 mm flat sheet of 2 mm thick aluminum placed in the path of the striping guns.

2.	Cut the inlaid slots to a depth of 6 mm.  Do not over fill the slots.

3.	Install Non-Inlaid Longitudinal Type markings at a maximum yield thickness of 1.5 mm per application pass.

Non-Inlaid Markings

New asphalt pavement:  Apply interim non-inlaid Longitudinal and Transverse Type markings at 0.75 mm.

Apply the final Transverse and Neutral Area markings as shown in the application table at this time.  Multiple application passes are required for Transverse Type markings.

Existing asphalt pavement:  Apply markings according to the Yield Thickness Table.  Longitudinal Type markings will require multiple application passes.

Inlaid Markings

Apply markings in the milled groves after all millings have been removed.  The extruded Methyl Methacrylate may be installed at the final yield thickness at the Engineer’s discretion.

670-3.04 PAINT REMOVAL. Replace the first sentence of the second paragraph with the following: Remove pavement markings to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement. Painting over existing striping does not meet the removal requirement. Do not use any method utilizing burning with an open flame for removing pavement markings on the final paving lift.

670-3.06 TOLERENCES FOR LINE STRIPING. Delete this Subsection in its entirety and replace with the following:

1.	Length of Stripe.  ± 50 mm

2.	Width of Stripe.  + 6 mm, - 1.5 mm

3.	Lane Width. ± 100 mm from the width shown in the Plans.

4.	Stripes on Tangent.  Do not vary more than 25 mm laterally within a distance of 30 m when using the edge of the stripe as a reference.

5.	Stripes on Curves.  Uniform in alignment with no apparent deviations from the true curvature.

6.	All Stripes.  Keep the center of the stripe within 100 mm from the planed alignment.

7.	Double Stripes.  ± 6 mm

8.	Thickness.  Minimum specified to a maximum of + 0.4 mm.

9.	Depth of Inlay Slot.  Minimum specified to a maximum of – 1 mm.

10.	Thickness of Protected Inlaid Marking Material.  Minimum specified to a maximum of +1 mm.

If it is determined that the material is being placed too thin, or otherwise not to specification, make immediate adjustments to correct the problem.

Durable pavement markings applied by any method will be unacceptable if:

1.	The marking is not straight or wide enough.

2.	The thickness of the line is not uniform or less than specified.

3.	The top of the line is not smooth and uniform.

4.	The material is uncured.

5.	The material blackens or is inconsistent in color.

6.	The inlay slot is not ground to the specified depth.

7.	The inlay slot is not filled to the specified depth.

8.	The edge of the markings are not clear-cut and free from overspray.

9.	The reflective elements are not properly embedded.

10.	The markings exhibit poor adhesion.

11.	The retro-reflectivity of the markings is less than specified.

Perform repairs using equipment similar to the equipment initially used to place the materials.  Do not perform repairs in a “patch-work” manner.  If more than one repair is required in a single 100 m section, grind and repair the entire section.

670-5.01 BASIS OF PAYMENT. Add the following: Item 670(10), Methyl Methacrylate Pavement Markings includes full compensation for all resources required to perform the work according to the Plans and Specifications.  No separate payment shall be made for over-runs of material caused by the variation of the gradation of the asphalt or for additional material required to achieve the thickness specified on open-graded pavement.

(07/17/03)R246M98

Section 702
Asphalt Materials

Standard Modification

702-2.01 ASPHALT CEMENTS. Delete first sentence and replace with: Meet AASHTO M 320 and the following:

ADDITIONAL REQUIREMENTS FOR
PERFORMANCE GRADED ASPHALTS

PG 58-28	PG 64-28

Softening Point (AASHTO T-53)	49oC	52oC

Toughness, min (ASTM D5801)	12.4 N-m	12.4 N-m

Tenacity, min (ASTM D5801)	8.5 N-m	8.5 N-m

(07/03/03)M104

Section 703
Aggregates

Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE
Percent Passing By Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 37.5 mm |  |
| 25 mm | 100 |
| 19 mm | 70-100 |
| 9.5 mm | 50-79 |
| 4.75 mm | 35-58 |
| 2.36 mm | 20-47 |
| 0.600 mm | 10-26 |
| 0.300 mm | 6-19 |
| 0.075 mm | 0-6 |

(2/28/00)R117M98

Standard Modification

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT. Under Blended Aggregate, delete the last sentence and substitute: “Ensure that the fraction actually retained between any two consecutive sieves larger than the 0.150 mm is not less than 2% of the total."

703-2.07 SELECTED MATERIAL. Replace the last sentence in both items 1. and 2. with the following: The percent passing the 0.075 mm sieve will be determined on minus 75 mm material.

(06/25/99)M 82

Section 708
Paints

Special Provisions

708-2.01 PAINT FOR STEEL. Add the following:

4.	Polyester material for powder coating shall meet AAMA 605.2 performance standards.

Mechanical Specifications AAMA 605.2

Chemical Resistance AAMA 605.2

Corrosion Resistance AAMA 605.2

708-2.02 PAINT FOR TIMBER. Delete this paragraph and substitute the following: For all wood, coating shall be alkyd flat stain Color Shield 4000 #63-138 Russet by Preservative Paint Company; Russet by Pittsburg Paint Company; or Olympic Russet by PPG Architectural Finishes, Inc.

Section 710
Fence and Guardrail

Special Provisions

710-2.05 FENCE POSTS. Add the following:

Steel tubing	ASTM A500, Grade B

Steel post and cap	ASTM A500, Grade B

Steel bar and plate	ASTM A500, Grade B

Add the following Subsection:

710-2.12 TEMPORARY FENCE.

Temporary Fence shall be high density polyethelene material with a fully stabilized ultraviolet resistance.  Temporary Fence shall be 1.22 meter high and orange in color. Temporary Fence material shall conform to the following:

Tensile Strength (kg/sq.meter):	3,905

Effective temperature range:	-51  C to 82  C

Tensile Yield (bar):	221

Ultimate Tensile Strenght (bar):	179

Nominal Mesh Opening:	76mm x 31.75mm

Section 712
Miscellaneous

Special Provision

712-2.06 FRAMES, GRATES, COVERS AND LADDER RUNGS. Add the following:

Ductile iron castings			ASTM A536 for grade 60-401.

(2/22/00)R78M98

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS.

2.	Performance Properties: Add the following:

k.  Adhesion: 	To Portland Cement, minimum 13.8 MPa, to asphalt, dependent on tensile failure of the substrate.

(07/17/03)R246M98

Section 724
Seed

Special Provision

724-2.01 DESCRIPTION. Add the following: Each species of seed to be supplied separately and not as mixtures.  Mark each container with the weight and with the manufacturer’s guaranteed analysis of the contents.

724-2.02 MATERIALS. Delete this Subsection in its entirety and substitute the following:

Meet applicable requirements of the State of Alaska Seed Regulations, 11 AAC 34, Article 1 and Article 4.

Furnish “certified seed” or 4 signed copies of a report certifying that each lot of seed has been tested by an approved laboratory within 9 months of date of application. Include: name and address of laboratory, date of test, lot number for each kind of seed, and results of test as to name, percentages of purity and germination, and percentage of weed content for each kind of seed furnished.

TABLE 724-1
SEED REQUIREMENTS

Schedule A - Native Mix (Application Rate: 135 kg/ha)

GERMINATION	GERMINATION

NAME	PERIOD	PURITY	RATE	RATE/HECTARE

‘Arctared’ Red Fescue

(Festuca rubra)	14 days 	98%	80%	50 kg

Kentucky Bluegrass

(Poa pratensis)

Park	14 days 	95%	80%	35 kg

Nugget.	14 days	95%	80%	50 kg

Section 726
Topsoil

Special Provisions

726-2.01 TOPSOIL. Delete item 2 and substitute the following::

2.	Contain between 10% and 40% organic matter as determined by loss-on-ignition of oven dried samples according to Alaska FOP for AASHTO T 267.

Delete the table for grading requirements in item 3 and substitute the following:

TOPSOIL REQUIREMENTS

| REQUIREMENT | CLASS A | CLASS B |
| --- | --- | --- |
| Sieve Designation | Percent Passing by Weight |  |
| 75 mm | - | 100 |
| 12.5 mm | 100 | - |
| 4.75 mm | 95-100 | 75-100 |
| 1.18 mm | 64-90 | 50-95 |
| .075 mm | 30-60 | 20-80 |

(6/9/03)R139M98

Delete last sentence in second paragraph and substitute the following:

The Contractor shall submit to the Engineer, 10 working days prior to final placement, a soil analysis for particle size, nutrient content and organic content, before any topsoil shall be accepted for this project.  The Engineer may test the topsoil at any time to verify compliance with the topsoil analysis.  If the supplied topsoil does not meet specifications in this section, the Contractor shall supply new topsoil of a quality required to meet the section standards.

Delete the fertilizer requirements (not the limestone requirements) as stated in this subsection and substitute the following:

Nitrogen	50 – 75 kg per hectare
Phosphoric Acid	112 – 165 kg per hectare
Potassium	121 – 200 kg per hectare

Section 727
Soil Stabilization Material

Special Provisions

727-2.01 MULCH. Delete numbered item 1. in its entirety and substitute the following:

1.	Virgin/Recycled Wood Fiber, Paper Cellulose Fiber Mulch, or Blended Wood-Paper Mulch.

Mulch shall consist of specially prepared wood fiber processed to contain no growth or germination inhibiting factors. The mulch shall be manufactured and processed in such a manner that the fibers will remain in uniform suspension in water under agitation and will blend with grass seed, fertilizer and other additives to form a homogeneous slurry. The mulch shall be of a texture such that it can be applied uniformly to the soil surface. Mulch shall not create a hard crust upon drying and it shall have moisture absorption and retention properties as well as the ability to hold grass seed in contact with the soil.

The mulch shall be shipped in packages of uniform weight (plus or minus 5%) bearing the name of the manufacturer and the air-dry weight content.

The mulch shall be dyed a suitable color to facilitate inspection of the placement of the material.

A commercial tackifier shall be used on all seeded areas where mulch is applied. The amount added will be as recommended by the manufacturer.

Section 729
Geotextiles

Special Provisions

729-2.01 EMBANKMENT SEPARATION AND REINFORCEMENT. Under 1. Separation, replace ‘(medium survivability)’ with: ‘(Class 3)’.  Under 2. Reinforcement, replace ‘Separation (high survivability)’ with: ‘Stabilization’.

729-2.02 SUBSURFACE DRAINAGE AND EROSION CONTROL. Under 2. Erosion control, replace ‘Meet AASHTO M 288 for Erosion Control’ with: ‘Meet AASHTO M 288 for Permanent Erosion Control’.

729-2.04 SEDIMENT CONTROL. Replace ‘Meet AASHTO M 288 for Sediment Control’ with: ‘Meet AASHTO M 288 for Temporary Silt Fence’.

(2/28/00)R229M98

Section 730
Sign Materials

Special Provisions

730-2.04 SIGN POSTS. Under item 1., Metal Pipe Posts, add the following to paragraph a.: Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Standard Modification

In item 2. Perforated Steel Posts., paragraph a., first sentence, replace “ASTM A 446” with “ASTM A 653 and ASTM A 924”.

(06/25/99)M 83

Special Provisions

Add the following:

6.	Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501. The tubing shall be square and of the dimensions called for in the plans with 5 millimeter thick walls. 11 millimeter diameter holes shall be drilled as required to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection. Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this subsection.

7.	Square Non-Perforated Steel Tubes.

a.	Fabricate from 4.75 mm thick cold-rolled carbon steel sheets, commercial quality, to meet ASTM A 500, Grade B. Form posts into a steel tube, roll to size, and weld in the corner. Furnish with 11 mm diameter holes drilled or punched as necessary to permit mounting of the sign.

b.	Hot dip galvanize to meet AASHTO M 111 after fabrication. When cutting metal posts after hot dip galvanizing, minimize damage to the zinc coating and protect all exposed surfaces by treating the exposed area.

c.	Repair galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating to meet the applicable provisions of AASHTO M 36.

(08/04/03)R81M98

Add the following Section:

Section 740
Signals And Lighting Materials

740-2.01 GENERAL. Use electrical materials, devices, fittings, and hardware that conform to applicable NEMA and ANSI standards.

Use electrical products that are Third Party Labeled or Listed (by an approved independent electrical testing laboratory such as UL, ETL, CSA, etc.), unless otherwise indicated on the Materials Certification List (MCL).

Ensure that all material and workmanship, as determined by the Department, conform to the standards of the NEC, the NESC, and local safety codes as adopted and amended by the authority having jurisdiction.

740-2.02 SIGNAL AND LIGHTING STRUCTURES. Design and fabricate structures for highway lighting and traffic signals to conform to the 1994 Edition of AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals. Design and fabricate high tower lighting structures to conform to the 2001 Edition of AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals.

Plans and calculations must be performed and stamped by a registered professional engineer.  Submit the stamped plans and calculations for each pole to the Engineer for approval. Design for stresses on the completed structure with hardware in place.  Show the design wind loads, projected areas, wind drag coefficients, material properties, and other design information on the plans. Include a summary of the loads used in each pole’s design.

Submit the mill certification for steel items (piles, plates, bolts, and other related items) to the Engineer for approval.

Design each electrolier to include a traffic sign, 1.2 m by 1.2 m, located with its centroid 4.3 m above the base of the pole.

Determine the shaft lengths and mast arm connector plate locations of poles to meet the plan mounting heights of luminaires and traffic heads.

Design signal mast arms so that no signal heads or signs will be mounted within 300 mm either side of a mast arm extension splice.

Furnish poles and mast arms with a round or 16-sided cross section.

Fabricate posts, poles, and mast arms from tapered steel tubes.  Fabricate tubes with walls up to 13 mm thick from the prequalified base metals listed in AWS D1.1 and that feature maximum yield strengths of 483 MPa (70,000-psi).  Fabricate elements greater than 13 mm thick from steel that conforms to ASTM A 709 and meets the Fracture Critical Impact Test requirements for zone 3.

Fabricate 3 m long signal posts from sheet steel that features a minimum thickness of 11 US Standard Gage.  Fabricate each post with a minimum inside diameter of 125 mm at the base plate.  Use an 88 mm long piece of DN 100 mm schedule 40 pipe that conforms to ASTM A 53 Grade B as a post-top adapter.

Fabricate each section from not more than 2 pieces of sheet steel. When using 2 pieces, place the longitudinal welded seams directly opposite one another. Place the welded seams on adjacent sections to form continuous straight seams from the base to the top of the pole.  The Department will not accept poles and mast arms made with laminated steel elements.

Hot-dip galvanize pole segments and attachments to meet AASHTO M 111 to a 100 micrometer minimum thickness and these specifications.  Completely submerge pole segments in one dip in a kettle of concentrated zinc ammonium chloride flux solution heated to 54°C, then completely submerge in one dip in a separate kettle of prime western grade zinc heated to approximately 440°C. Galvanize bolts and fasteners to meet AASHTO M 232.

The Department will reject poles and mast arms that are:

▪	Not fabricated according to these specifications and the approved shop drawings,

▪	Bowed with sweeps exceeding 19 mm throughout the length of the pole, mast arm, or section, if a pole or mast arm consists of more than one piece,

▪	Out of round.  Sections are out of round when the diameters of round members or the dimension across the flats of multi-sided members exceed two percent of the dimension specified on the shop drawings.

The Department does not allow holes made for lifting purposes in the ends of tubular sections, except in the free ends of luminaire mast arms.  To add lift points, weld them at least 300 mm away from slip fit joints and welds.  Before shipment, remove all added lift points flush with the base metal and repair the finish according to Subsection 660-3.01.8.a.

Perform welding to conform to Subsection 504-3.01 8. Welding and the following:

▪	Make welds continuous.

▪	Use complete Joint Penetration (CJP) groove welds for circumferential welds.  Only one-time repair of circumferential welds is allowed without written permission of the Engineer.

▪	Use CJP groove welds on longitudinal seams within 150 mm of CJP circumferential welds.  Use partial joint penetration (PJP) longitudinal seam welds in other seam weld locations.  PJP welds must provide at least 60% penetration.

▪	Use CJP groove welds to connect base plates to the tube sections in traffic signal.  Socket-type joints with two fillet welds may be used to connect base plates to the tube sections in lighting standards.  When CJP groove welds are used, additional fillet welds may be used when deemed necessary by the designer.

▪	Inspect 100 Percent of CJP welds by either radiography (RT) or ultrasound (UT). Inspect a random 25 percent of PJP and fillet welds by magnetic particle (MT).  If a defect is found, inspect 100% of the PJP and fillet welds made to fill the order.  Show NDE symbols on the plans.

Pole and Mast Arm Finishing Requirements.  Before poles and mast arms are galvanized, neatly round the following features to the radius specified:

▪	On all holes through which electrical conductors pass, provide a 1.6 mm radius on both edges,

▪	On all pole base plates, provide a 3 mm radius on all edges along which plate thickness is measured and a smooth finish on all other exposed edges,

▪	On the ends of all tubes that form slip fit joints, complete the following tasks on the two surfaces that contact one another.  First, provide 1.6 mm radii on the inside and outside edges of the female and male sections, respectively.  Then for the length of the joint plus 150 mm do two things: grind down all welds until they feature a radius concentric with the mating surface and remove all material protruding from the two surfaces, and

▪	Grind exposed welds flush with the base metal, except fillet welds and seam welds on top of mast arms.  Grinding seam welds on multi-sided poles is not required, except in slip fit joints.

After the poles and mast arms are galvanized, remove all excess zinc from all drip lines and points and the surfaces of all tube ends that form slip fit joints to provide a smooth finish.

Provide shafts with slip-fit shaft caps. Orient hand holes to face down-stream of the traffic flow.

Furnish anchor bolts and nuts required for relocating existing poles.

Identify critical information for poles and arms with visible permanent aluminum tags that contain the information shown in Table 740-1.  The tags must be 38 mm by 75 mm for a 1-line message and 38 mm x 100 mm for a 2-line message.  The letter size must be 6 mm high and the spacing between the edge of the tag and text and between text must be 10 mm.  Secure the tags with two 3 mm blind rivets at the base of poles and the underneath side of mast arms.  If a signal mast arm extension is required, mark it with a tag with the same message as the signal mast arm.

TABLE 740-1
POLE MARKINGS

The measurements shown are for illustration purposes only.

Italic type indicates additional Tag Markings if poles have 2 luminaire or 2 signal mast arms.

|  | MEASUREMENTS | TAG MARKINGS |
| --- | --- | --- |
| Signal Poles |  |  |
| a) Signal mast arm length | 12.4 m. /9.3 m. | SMA 407/SMA 305 |
| b) Luminaire mast arm length | 4.6 m. /4.6 m | LMA 151/LMA 151 |
| c) Pole height | 11.4 m | PH 374 |
| d) Intersection number (if more than one) -pole number |  | 1 - P 4 |
| e) Sum of signal mast arm moments about centerline of signal pole |  | SM 4000/SM 3200 |
| f) Design wind speed | 160 kph | DWS 100 |
| Light Poles |  |  |
| a) Luminaire mast arm length | 4.6 m. /15.6 m | LMA 151/LMA 151 |
| b) Pole height | 11.4 m | PH 374 |
| # Signal Mast Arm |  |  |
| a) Mast arm length | 12.4 m | SMA 407 |
| b) Intersection number (if more than one) -pole number |  | 1 - P 4 |
| c) Sum of signal mast arm moments about centerline of signal pole |  | SM 3740 |
| d) Design wind speed | 160 kph | DWS 100 |
| Luminaire Mast Arm |  |  |
| a) Mast arm length | 5.5 m | LMA 180 |
| b) Pole number (if unique arm design) |  | P 4 |

740-2.03 CONDUCTORS. Use conductor sizes based on the American Wire Gage (AWG). Use sizes that conform to the Plans or, when not shown, to this Subsection.

Use insulated conductors made of uncoated, stranded copper that conforms to the specifications of ASTM B 8. Use grounding conductors that are bare copper of the gage required by the NEC. They may be stranded, solid, or braided.

Provide the following markings on the outer coverings of conductors and cables on intervals of 600 mm or less: manufacturer, the number of conductors or pairs in cables, conductor size, 600V, the conductor or cable type and environmental conditions for which the conductor or cables are listed, and the symbol of an approved independent testing laboratory.

Use conductors meeting the referenced specifications for the following purposes:

1.	Power Conductors. For individual conductors, install general-purpose building wire manufactured according to UL Standard 44, ICEA S-66-524, and NEMA No. WC7. Furnish conductors insulated with cross-linked polyethylene listed as type XHHW-2 and rated for 600 volts AC operation.

TABLE 740-2
CONDUCTOR TERMINATION TABLE

| CONDUCTORS PER CABLE | CIRCUIT | WIRE COLOR | AWG. NO. | BAND LEGEND |
| --- | --- | --- | --- | --- |
| 5 | Vehicle Red Vehicle Yellow Vehicle Green Common Neutral Spare | Red Orange Green White Black | 14 | Head No. |
| 7 | Vehicle Red Arrow Vehicle Yellow Arrow Vehicle Green Arrow Common Neutral Spare Spare Spare | Red Orange Green White White/Black Black Blue | 14 | Head No. |
| 7 | Vehicle Red Vehicle Yellow Vehicle Green Common Neutral Spare Vehicle Yellow Arrow Vehicle Green Arrow | Red Orange Green White White/Black Black Blue | 14 | Head No. (s) |
| 5 | Pedestrian Don’t Walk Pedestrian Walk Common Neutral Spare Spare | Red Green White Orange Black | 14 | Head No. |
| 5 | Photo Electric Control Load to Contactor Neutral Spare Spare | Black Red White Orange Green | 14 | PEC |
| 2 | Pedestrian Pushbutton Neutral | Black White | 14 | Head No. Located Under |
| 2 | Flashing Beacon Neutral | Black White | 14 | Head No. |
| 2 | Preemption Neutral | Black White | 14 | “PRE” |
| 3 | Highway Luminaire Highway Luminaire Highway Luminaire Spare | Black Red White | 8 or 6 | Circuit No. |
| 3 | Service to Controller Neutral Spare | Black White Red | 6 | “SIG” |
| 3 | Sign Luminaire Sign Luminaire Sign Spare | Black Red White | 8 | SIGN |

Use size 10 AWG wire for illumination tap conductors. In an electrolier, the illumination tap conductors run from the fused disconnect kit to the ballast in the luminaire. Furnish conductors with black, red, or white colored insulation as required to identify the two phase and neutral conductors, respectively.

If conductors in controller cabinets carry the full signal load circuit, use size 10 AWG or larger conductors. Use orange colored conductors from the flash transfer relay to program emergency flashing operation.

2.	Illumination Cables. For cables that consist of three size 6 or 8 AWG conductors, furnish power cables that feature three conductors, each insulated with cross-linked polyethylene, and a black, low density, high molecular weight polyethylene jacket. Use insulated conductors listed as type XHHW-2. Furnish these cables with one black, one white, and one red colored conductor and no grounding conductor. Use cables rated for 600 volts AC operation.

Use insulated conductors meeting ICEA S-66-524 and UL Standard 44. The jacket must also meet ICEA S-66-524.

3.	Power Cables. For cables that consist of three size 4 AWG and larger conductors, furnish tray cables that feature three conductors, each insulated with cross-linked polyethylene that meets the requirements of XHHW-2, and a PVC jacket.  Furnish these cables without an integral grounding conductor. Use cables manufactured according to UL Standard 1277, ICEA S-95-658, and NEMA No. WC70. Provide cables listed for direct burial and resistance to sunlight and rated for 600 volts AC operation.

Furnish these cables with black conductor insulation with one printed number (1, 2, or 3) identifying each conductor.

4.	Control Cables. Wire with signal cable meeting IMSA 20-1 vehicular signal heads, pedestrian signal heads, pedestrian push button detectors, flashing beacons, hardwired local coordination and preemption devices, and photoelectric controls.

5.	Detector Loops. Use No. 12 AWG conductors for detector inductive loops that meet IMSA Specification 51-3, Type RHW/USE, or IMSA Specification 51-5, when called for on the Plans or specified in the Special Provisions.

6.	Loop Lead-In Cables. Unless otherwise specified, use a tray cable that conforms to the following specifications to connect the loop detectors to the terminal blocks in the controller cabinet. Furnish this cable, also known as Snyder Cable, manufactured according to UL Standard 1277.  Supply these cables third party certified as Type TC and certified for use in underground conduit or as an aerial cable supported by a messenger, and rated for 600 volts AC operation.

Use seven-pair size18 AWG, 16 strand, tinned copper conductors per ASTM B 33 insulated with flame-retardant polyvinyl chloride (PVC) and clear polyamide (nylon).  Furnish conductors with insulation colors that match Table 660-1 twisted into pairs.

Provide each twisted pair with an overall aluminum foil coated mylar shield that provides 100% coverage and a 20 AWG tinned copper drain wire that is in constant contact with the foil side of the shield. Apply a tight fitting polyvinyl chloride jacket over the conductor assembly.

Only use the following loop lead-in cable, also known as shielded data cable, to rewire existing traffic signals when specified. Use cables that consist of 6 twisted pairs that consist of stranded, size 18 AWG tinned copper wire and polyethylene or polypropylene insulation. Furnish each pair covered with an aluminum foil shield, stranded copper drain wire, and an overall PVC or PE jacket. Use cable rated for 300 volts and whose colored pairs match those specified in Table 660-1.

7.	Telemetry Cable. Use interconnect cable that consists of solid copper conductors of the number of pairs called for in the Plans meeting the requirements of Rural Utilities Service (formerly the Rural Electrification Administration (REA) specification PE-39 for filled telephone cables. The shield may be either copper or aluminum.

TABLE 740-3
INTERCONNECT TERMINATION TABLE

| Telemetry Cable: Type PE-39, No. 19 or No. 22 AWG, Solid Copper, as noted on the Plans or in the Special Provisions. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PAIR No. | COLOR | PAIR No. | COLOR | PAIR No. | COLOR |
| 1 | Blue White | 9 | Brown Red | 17 | Orange Yellow |
| 2 | Orange White | 10 | Gray Red | 18 | Green Yellow |
| 3 | Green White | 11 | Blue Black | 19 | Brown Yellow |
| 4 | Brown White | 12 | Orange Black | 20 | Gray Yellow |
| 5 | Gray White | 13 | Green Black | 21 | Blue Violet |
| 6 | Blue Red | 14 | Brown Black | 22 | Orange Violet |
| 7 | Orange Red | 15 | Gray Black | 23 | Green Violet |
| 8 | Green Red | 16 | Blue Yellow | 24 | Brown Gray |
|  |  |  |  | 25 | Gray Violet |

740-2.04 ELECTRICAL CONDUIT.

1.	Rigid Metallic Conduit. Use UL Standard UL-6 galvanized conduit and fittings that are rigid metal type and manufactured of mild steel or wrought iron.

2.	Rigid Nonmetallic Conduit. Use UL Standard UL-651 Schedule 40 and 80 rigid polyvinyl chloride (PVC) conduit. Use PVC fittings meeting NEMA TC 3.

740-2.05 FUSED SPLICE CONNECTORS. Use fused, quick disconnect, splice connector that is weather tight and has two halves: a single-unit line side socket and a load-side plug.  Use fuses that are 10 ampere, midget (10.3 mm x 38 mm) ferrule type with a fast acting current limiting (KTK type) design.

740-2.06 CONTROLLER ASSEMBLIES. Prepare each solid-state, traffic controller assembly to operate various traffic signal devices as shown on the Plans.  The controller must provide right-of-way, clearance, and other indications using duration and sequence as determined by preset programming.

Details of operation for the complete controller assembly must be according to the traffic phases; preferential phase sequence and concurrence; signal indications; signal indication sequence; detection requirements; and other details shown on the Plans or as specified herein.

All controller assemblies must conform to the requirements of NEMA Standards Publication No. TS 1-1989, Traffic Control Systems, and designated sections of NEMA Standards Publication No. TS 2-1992, Traffic Controller Assemblies.

Use non-incandescent indicators for all electronic devices covered under Subsections 740-2.07 through 740-2.10.

740-2.07 CONTROLLER UNIT. Details of operation for the complete controller assembly shall be in accordance with details shown on the Plans and as specified herein.

All controllers must be compatible with the existing Anchorage traffic control systems and contain necessary internal communication modems.  Six phase dual ring NEMA controller will be used.  Separate controller phases for each movement provide timing flexibility although the displayed phases to the driver may appear to be less than eight.

Since controller interchangeability at the connector level is foremost in these specifications, the NEMA pin assignments for connectors A. B, and C shall not be modified or changed in any manner.  External features beyond NEMA shall be provided on a 4th connector; PROVIDED, however, that all logic signals shall be low state (nominal 0 volts) for the True, (operate), state.  Each pin in every connecting cable shall be terminated on a separate terminal and be accessible for troubleshooting or employment of special features unless shown otherwise on the Plans.

740-2.08 CONTROLLER CABINET. Controller cabinet shall be a “Stretched M” type and meet the requirements of NEMA Standards Publication No. TS 2-1992, Traffic Controller Assemblies, Section 7, Cabinets and NEMA Standards Publication No. TS 1-1989, Traffic Control Systems, Section 10, Terminals and Facilities.

1.	Standard Features. Supply the following standard features:

a.	Cabinet Equipment. All cabinet control equipment shall be designed to operate under the following physical conditions:

(1)	An ambient temperature range of -34 to +74 Celcius.

(2)	A relative humidity range of 5%-95% (without condensation).

(3)	A voltage range of 95 to 135 VAC RMS with a corresponding frequency range of 57-63 HZ.

(4)	The design life of all components shall not be less than five years of continuous 24-hour operation.

(5)	Printed circuit boards shall not be used in the manufacture of any Load Bay or other cabinet-wiring panel.

(6)	External Special Logic circuits shall not normally be used.

b.	Cabinet Construction.

(1)	The cabinet shall be fabricated from 3.175mm thick type 5052-H32 aluminum, forming a weatherproof enclosure and shall be UL listed.

(2)	All internal and external hardware shall be made of non-corrosive material.

(3)	Machine screws and bolts shall not protrude beyond the outside wall of the cabinet.

(4)	Two substantial metal shelves shall be provided to support controller unit and auxiliary equipment

(5)	Internal attaching components include "C" mounting channels (4 per side), and (2) "C" mounting channels or slotted rails on rear wall for attaching equipment panels. "C" mounting channel nuts shall be spring loaded and accept a 7/16th-inch hex head bolt.

(6)	The door opening shall be at least single-flanged on the sides and bottom, and double-flanged on top. The opening shall include a mount for two door-operated switches.

(7)	Each controller cabinet door which is 560mm, or larger, in width or 0.557 square meters, or larger, in area shall be provided with a stop to limit door opening to both 90 and 180 degrees, plus or minus 10 degrees.  The stop shall be provided with a catch which can be operated when the door reaches the extreme open position and will hold the door open securely until released.

c.	Cabinet Lock. Use a cabinet that has a main door equipped with a construction core lock. The lock must accept a Best CX series core that will be installed by the State after the contract is complete.  It shall have an auxiliary door equipped with lock and police key.  The door hinge pin shall be continuous and made of stainless steel material.  The police key shall have a shaft at least 44.45mm in length.  Two police keys shall be furnished.

d.	Cabinet Ventilation. Each controller cabinet shall be provided with louvered vents with a permanent metal mesh air filter held firmly in place, which will permit the fan to pass the volume of air specified.

(1)	Exhaust outlet openings provided under the roof overhang.

(2)	Each controller cabinet shall be equipped with an electric fan with ball or roller bearings and a capacity of at least 100 cubic feet per minute.  The fan shall be mounted at the top of the controller cabinet.

(3)	The fan shall be thermostatically controlled and shall be manually adjustable to turn on between 32°C. and 66°C. with a differential of not more than 5°C. between automatic turn on and turn off.  The cabinet fan circuit shall be fused at 125 percent of the ampacity of the fan motor installed.

(4)	Furnish the fan and cabinet vent with internally mounted metal covers that are fabricated to close off the flow of air during winter operation.

(5)	Equip the cabinet with a selectable, 750/1500-watt cabinet heating device. The heating device must have a remote air-sensing thermostat.  The contacts must be rated 20 amps, 120 volts.

Construct the thermostat so that contacts close on descending temperature and are adjustable between -18 °C and -1 °C ±3 °C.  The contacts must open on rising temperatures of 9 °C above the closing temperature.  The adjustment must have an indicating pointer.

Connect the thermostat in series with an electrical resistance heater and blower fan.  The blower fan must be rated for continuous duty.  The heater and fan must be connected in parallel and rated 120 volts, 60 Hertz. Mount the unit in the horizontal position at a location beneath the lowest shelf.

Do not block the air intake or outlet.  Provide the unit with a SPST manual override switch that bypasses the thermostat to enable the fan and heater to operate at warmer temperatures.

e.	Cabinet Wiring.

(1)	Neatly arrange the wiring within controller cabinets to conform to the requirements of Subsections 660-3.05 and 740-2.03.

Wired sockets and BIUs must be provided as a minimum in the quantities listed under configuration 4 in table 5.3.1-1 Type I Configurations of NEMA Standards Publication TS 2-1992 Traffic Controller Assemblies.

Equip the cabinet with all required control and auxiliary equipment connecting cables to operate the phases and detection indicated on the Plans, including future use.

Size all wiring, switches, surge protectors, flash relays, flashers, etc., to handle the necessary amperage required under full cabinet use.  The wires that run from the flash transfer relay used for emergency flash programming must be colored orange.

Furnish all controller cabinets wired to accommodate four 4-channel inductive loop detector units.  Wire per project cabinet wiring schematic.

(2)	Intersection flash operation must be programmable by rearranging interconnecting jumpers between the load switches, flash transfer relays, and field signal wire terminal blocks.  Make these changes by moving the jumpers at the terminal blocks.

(3)	Each standard function of the controller unit shall be included in the controller wiring harness.  The harness end, opposite of the controller plug, shall be soldered to an external terminal or covered with heat shrink and tied back.

(4)	Logic ground shall not be connected to AC Neutral nor Chassis Ground, except as shown on the cabinet print for the Opticom wiring panel.

(5)	Field Terminal Blocks.

(a)	Provide 2 or more insulated terminal blocks for terminating field conductors. Provide each block with 12 poles with 10-32 screw type terminals.  Use a terminal block that is a barrier type with removable shorting bars in each of the 12 positions and with integral-type marking strips.  All conductors shall be terminated to a terminal block unless specified as "T" tied back on the cabinet print.

(b)	Terminate conductors from the controller unit in ring-type terminal lugs or solder them to a through panel solder lug on the rear side of the terminal.  Terminate all other conductors in spade-type terminal lugs.

(c)	Do not bring more than 3 conductors to any one terminal.  Two flat metal jumpers, straight or U shaped, may also be placed under a terminal screw.  Fully engage at least 2 full threads of all terminal screws when the screw is tightened.  Do not extend live parts beyond the barrier.

(d)	Where providing interconnect cable, terminate all conductors on individual terminals.

(e)	Include a 31-position neutral terminal bus bar on each side of the cabinet.

(f)	All terminal blocks shall be provided with nickel, silver, or cadmium plated brass binder head screw terminals.

(g)	Terminal blocks rated 1,000 volts, RMS maximum, 20 amperes, may be provided for connecting cables from the controller unit and conductors from the external solid-state logic circuits.  Conductors shall be secured to the terminal blocks with 6-32xl/4 inch binder head screws.

(h)	Field terminals shall be installed on a channel support running from one side of the door opening to the other.  Terminals shall be under the front edge of the shelves and shall be oriented for screwdriver operation straight in from the door opening.  Terminals shall be a minimum of 150mm above the foundation.

(i)	All controller cabinets shall be wired to handle the full capacity of the controller unit specified on the plans (6 or 8 phase).

(j)	Color Codes:

For 24 volt DC wires

+24vdc		- red with white tracer

Logic ground 		- gray

For 120 volt AC wires

AC+ (hot)…………………………………………..Black

AC- (neutral)……………………………………….White

AC Chassis ground…………………………………Green

Delay Override (AC+ from load switches)…………Black

For flash transfer and load switch output wires

Flash programming jumpers for yellow output……..Yellow

Flash programming jumpers for red output…………Red

For Load switch wiring

Vehicle Load Switch Green Output………………..Green

Vehicle Load Switch Yellow Output………………Yellow

Vehicle Load Switch Red Output……………………..Red

Pedestrian Load Switch Walk Output……..…………..Blue

Pedestrian Load Switch Don’t Walk Output………Orange

Transfer Relay (from Load Switch or to Field wires) Brown

f.	Cabinet Accessories. See NEMA Standards Publication No. TS 2-1992, Traffic Controller Assemblies, Section 5 Terminals and Facilities, Figure 5.4.2-1 Cabinet Power Distribution Schematic for items (1) through (5).

(1)	Disconnecting Means.

(a)	Main circuit breaker must be a single pole, 50 ampere, 10,000 amperes interrupting capacity for 8 phase cabinets or a single pole, 30 ampere, 10,000 amperes interrupting capacity for 6 phase cabinets.

(b)	Auxiliary circuit breaker(s) must be single pole, 20 ampere, 10,000 amperes interrupting capacity to provide protection for fan, heater, light and convenience outlet(s).

The rating of the main disconnect means with overcurrent protection must be not less than 125% of the maximum anticipated continuous load.  When using disconnecting means, use the “trip-indicating trip-free” type.

(2)	Signal Bus. Connect the signal bus to the incoming AC line through a signal bus mercury contactor and an overcurrent protection device.  Energize the signal bus mercury contactor to provide power to the signal bus.  The current rating of the signal bus mercury contactor must be at least the current rating of the main overcurrent protection device.

(3)	AC Service Transient Suppression. Connect the transient suppression device for the primary feed of the cabinet on the load side of the cabinet overcurrent protection device.  The transient voltage suppression device connected to the controller power circuit must provide protection against voltage abnormalities of 1 cycle or less duration.  The suppressor must be solid state high energy circuit containing no spark gap, gas tube, or crow bar component.  The current rating of the device must be 15 amps minimum.  The device must provide transient protection between neutral and ground, line and ground, as well as line and neutral.  If the protection circuits fail, they must fail to an open circuit condition.  The device must meet all requirements of UL standard 1449.  The suppressed voltage rating must be 600 volts or less when subject to an impulse of 6,000 volt, 3,000 amp source impedance, 8.0/20 microsecond waveform as described in UL 1449. In addition, the device must withstand, without failure or permanent damage, one full cycle at 264 volts RMS.  The device must contain circuitry to prevent self-induced regenerative ringing.  There must be a failure warning indicator light which must illuminate when the device has failed and is no longer operable.  The transient suppression device must withstand a 20,000 ampere surge current with a 8x20 microsecond (time to crest x time to second halfcrest) waveform 20 times at 3-minute intervals between surges without damage or degradation to the suppressor.  Output voltage must not exceed 500 volts at any time during the test.  Use a device that is a solid state, high-energy circuit with no spark gap, gas tube, or bar component.

(4)	Radio Interference Suppression. Equip each traffic cabinet, flasher, and other current interrupting device with a suitable radio interference suppressor installed at the input power point.  Install the radio interference suppressor after the AC service transient suppression unit described in Subsection 740-2.08 1. d. (3).  It must provide a minimum attenuation of 50 decibels over a frequency range from 200 kilohertz to 75 megahertz, when used with normal installations.

The interference suppressor must be hermetically sealed in a substantial metal case filled with suitable insulating compound.  Terminals must be nickel-plated, 10-24 brass studs of sufficient external length to provide space for connecting two No. 8 conductors and must be so mounted that the terminals cannot be turned in the case.  Ungrounded terminals must be properly insulated from each other and must maintain a surface leakage distance of not less than 6.35mm between any exposed current conductor and any other metallic part, with an insulation factor of 100 to 200 megohms dependent on external circuit conditions.

The radio interference suppressor must have a current rating equal to, as a minimum, the rating of the main disconnect means as specified in Subsection 740-2.08 1. d. (1).  It must be designed for operation on 120 volts, 60 hertz, single phase circuits and be UL and EIA compliant.

Connect the ground connection of the radio interference suppressor only to AC neutral.  Do not connect to Earth Ground directly.

(5)	Light Fixture. Mount a fluorescent lighting fixture on the inside of the cabinet near the front edge.  Use a fixture rated to accommodate a F15T8 lamp operated from a high power factor UL or ETL listed ballast. The lamp must be included.  The lighting fixture “ON-OFF” switch must be a toggle switch mounted on an inside control panel.  Include in the circuit a door-actuated switch that turns the light ON when the door is open and OFF when the door is closed.  The switch shall be labeled "CAB LIGHT ON/OFF".

(6)	Communications Transient Suppression. Provide a transient suppressor for the system interface communications lines when used.  This suppressor must withstand a 100 ampere 10 x 700 microsecond waveform 20 times at 30 second intervals between surges without damage or degradation to the suppressor.  Apply the transient surge both line to line and line to ground.  Output voltage must not exceed 8 volts line to line and line to ground.  Output voltage must not exceed 8 volts line to line or 250 volts line to ground at any time during the test.

(7)	Control Panel. Provide and label a control panel assembly that is readily accessible from the front of the cabinet.  The control panel assembly must consist of:

(a)	Provide a “controller power” switch to energize the controller while the signal lights are off or are being operated by the flasher.  Label and rate the switch for load current.  Controller power shall not be interrupted by any other means, except the main circuit breaker.  The switch shall also be labeled "Controller ON/OFF".

(b)	Provide a convenience outlet.  It must be a duplex, 3-prong, NEMA Type 5-20R grounding type outlet with independent ground fault circuit protection.

(c)	Use an “auto/flash” switch which when placed in the “flash” position provides flashing operation without interrupting the controller unit power.  When the switch is placed in the “auto” position the controller unit must provide normal operation.  The switch shall be labeled "AUTO/FLASH".

(d)	A "Stop-Time" switch which, when placed in the “On” position, will cause the controller unit to stop time.  In the "Off" position, the controller unit shall continue normal timing regardless of external commands.  In the "Auto" position, timing shall be normal, but subject to external command interruptions. The switch shall be labeled "STOP TIME  AUTO/OFF/ON".

(e)	A "Heater By-Pass" switch, shall be so connected to by-pass the remote heater thermostat. The switch shall be rated for load current and labeled "HEATER BYPASS ON/OFF".

(f)	Provide momentary contact test switches to place calls on each vehicle and pedestrian phase.  Switches must provide tactile feedback and be rated at 1 ampere, minimum, for a resistive load at 120 volts AC and at 28 volts DC.  Contacts must be coin silver or gold plated and must be enclosed and labeled as to their function.

(g)	"REM/TOD/FREE" switch: In "REM" position will cause the local TOD and CRD to follow instructions of the remote master. In "TOD" position will allow the local TOD to operate independent and the local CRD to follow the local TOD instructions.  In "FREE" position the local CRD shall have no effect on the local controller operation and the local TOD shall not be affected. The switch shall be labeled "COORD REM/TOD/FREE".

(8)	Switches. Ampere ratings must be sufficient for the load current.  All Toggle Switches shall be heavy-duty type 15 amp @ 125 VAC minimum.  No miniature or sub-miniature switches are allowed.

g.	Police Panel Assembly. Provide a labeled police panel assembly located behind the auxiliary door, consisting of:

(1)	A “flash/automatic” switch which when placed in the “flash” position causes the intersection displays to go into the flashing mode.  When placed in the “automatic” position, the signal system must resume normal operation.  The switch shall be labeled "AUTO/FLASH".

(2)	A “signals /off” switch which when placed in the “off” position removes power from the signal bus.  Do not allow power on the bus when either “automatic” or “flash” operation is selected by any means.  The cabinet shall not be allowed to output AC power to any external device.  The switch shall be labeled "SIGNALS ON/OFF".

(3)	Manual Phase Selector Controls. The traffic signal system shall be provided with manual phase selector control, which shall permit the advancing of the system to any phase, including pedestrian indications, with all clearance periods timed by the controller units.  Phases shall be selected by a momentary contact switch, which shall plug into a standard 6 mm two circuit telephone jack located in the police panel. Change from "Automatic" to "Manual, phase select or control mode shall be controlled by a toggle switch.  The toggle switch for manual phase selector shall be mounted in the police panel. The switch shall be labeled "MAN CONTROL ON/OFF" and the jack labeled "MAN JACK".

(4)	Provide a removable, rigid metal cover on the back of the police panel to cover the live switch terminals.

(5)	The cabinet shall contain a conspicuous warning sign against operation without the conflict-monitoring device being installed.

h.	Warning Sign. The cabinet must contain a conspicuous warning sign against operation without the conflict monitoring device being installed.

2.	Special Features. Provide special features if called for on the Plans or as specified in the Special Provisions.

a.	Manual Phase Selector Controls. Provide the traffic signal system with manual phase selector control that permits the system to advance to any phase, including pedestrian indications, with all clearance periods timed by the controller units.

Phases must be selected by a momentary contact switch, which plugs into a standard 6 mm 2-circuit telephone jack located in the police panel. Changes from “automatic” to “manual” phase selector control mode must be controlled by a toggle switch. Mount the toggle switch for the manual phase selector control in the police panel and clearly label it “Automatic/Manual.”

b.	Coordination “Remote/Time of Day/Free” Switch. When the switch is in the “Remote” position, all supervisory functions performed on the controller unit from a master coordinator or central computer must operate normally.

When the switch is in the “Time of Day” position, the local controller must use the local coordinators time of day plan. When the switch is in the “Free” position it must be possible to remove any or all coordination devices and maintain normal, non-coordinated controller operation without wire jumpers, jumper plugs or other special devices. Provide this switch if a local coordination or system modem/interface unit is called for on the Plans.

740-2.09 STANDARD AUXILIARY EQUIPMENT. Furnish and install the following auxiliary equipment:

1.	Solid State Flasher. Use a NEMA Type III flasher unit and that conforms to NEMA Standards Publication No. TS 2-1992, Traffic Controller Assemblies, Section 6.3 Solid State Flashers.

2.	Three-Circuit Solid State Load Switches. Use load switches that conform to NEMA Standards Publication No. TS 2-1992, Traffic Control Systems, Section 6.2 Three Circuit Solid State Load Switches and as a minimum be supplied with Light Emitting Diode indicators on the DC input circuitry. The load switch must have 3 independent switching circuits, each being an individually replaceable solid state module.

3.	Conflict Monitors.

a.	Use conflict monitors that are NEMA Type 6 with 6 fully programmable input channels.

b.	Furnish and install a low impedance device external to the unit between the input and AC (Common) if the circuit connected to the sensing input of the unit exhibits high impedance characteristics caused by dimmers or burned-out lamps.

c.	Use a unit that verifies each yellow change interval for a minimum display period of at least 2.7 ±0.1 seconds. The yellow change interval is the time which the yellow field terminal input is active. When the minimum yellow change interval is not satisfied, the conflict monitor must transfer the output relay contacts to the fault condition.

d.	Supply conflict monitors with an RS-232 serial port that allows the monitor to download information through an external dial-up multi-port modem or to a personal computer using the Microsoft Windows NT operating system.

4.	Flash Transfer Relay. Use flash transfer relays that meet the requirements of NEMA Standards Publication No. TS 2-1992, Traffic Controller Assemblies, Section 6.4 Flash Transfer Relays.

740-2.10 SPECIAL AUXILIARY EQUIPMENT. Furnish and install the following special auxiliary equipment when called for on the Plans and/or Special Provisions:

1.	Inductive Loop Detectors. Provide inductive loop detectors that conform to the requirements of NEMA Standards Publication No., TS 2-1992, Traffic Controller Systems, Section 6.5, Inductive Loop Detectors.

2.	Local Coordination Units. Provide local coordination units that are solid-state, utilizing digital timing. The units must be compatible with existing master systems.

a.	Each coordination unit must provide the following minimum supervisory control of the local controller unit:

(1)	3 cycles

(2)	3 offsets for each cycle

(3)	Free Call results in independent operation of the local controller unit

(4)	3 permissive periods

(5)	3 split selections

(6)	Short direction offset seeking

(7)	Call to non-actuation during coordinated operation

b.	Cycle. Adjustable over a minimum range of 40 to 150 seconds in a maximum of 5 second increments.

c.	Offsets. Selectable as a percentage of the cycle length in 1% increments from 0% to 99%, or in 1 second increments.

d.	Free Call. By suitable connections at the local controller, the effect of “Free Call” may be omitted. In this case, when the System Master calls for free operation, the local coordinating unit must operate to provide the shortest cycle and the associated average offset.

e.	Permissive Periods.

(1)	First Vehicle Permissive. During this period, the coordinator must yield the controller to the selected, non-actuated phase(s). The end of this period must be capable of being set at any 1% or 1 second interval.

(2)	First Pedestrian Permissive. This period may be of fixed duration and must start concurrently with the First Vehicle Permissive. It must terminate no more than 7% later. During this period, the coordinator must yield the controller to the selected, non-actuated vehicle plus pedestrian phase(s). When the coordinator yields to a vehicle during this period, the associated phase must be inhibited until the following cycle.

(3)	Second Vehicle Permissive. Both the start and end of this cycle must be capable of being set at 1% or 1 second increment of the cycle. During this period, the controller must respond to pedestrian and vehicle calls, for the pre-selected phases.

f.	Force Offs.

(1)	Equip the coordinator with 2 independent, ring-related, force off functions.

(2)	The force off function must cause the local controller to terminate the right-of-way of the appropriate phase.

(3)	Force off points must be selectable to any 1% or 1 second increments of the cycle.

g.	Offset Seeking—The coordination unit must seek any new offset in the shortest direction at a rate not to exceed 20 percentage points per cycle.

h.	Call to Non-Actuation—The coordinator must provide an output that may be used to energize the call to non-actuation and inhibit the maximum termination inputs to the local controller.

i.	Connectors—Provide a front panel mounted, MS-type connector for all input/output circuit connections.

3.	System Modem/Interface Unit. Provide an integral modem module compatible with the MOA Traffic Control system.

4.	Preemption Units. Provide preemption units that are solid-state with digital timing. Equipment must be shelf-mounted, with a front panel MS-type connector. Design preemption equipment to use the controller functions and timing capabilities to the maximum extent. Installing the preemption equipment must not alter the internal wiring of the controller unit. The preemption units may be an integral part of the controller unit.

5.	Special Logic.

a.	Use special logic circuits that are solid-state with digital timing.

b.	Build solid-state logic or timing circuits (external to the controller unit) on edge-connected, plug-in, printed circuit boards. Build up logic circuits by plugging logic circuit boards into wired connectors.

When using 5 or less plug-in logic circuit boards, install the circuit board connectors in a chassis or rack mounted on a cabinet wall. Provide MS-type connectors to permit removal of the chassis or rack without unsoldering connections or removing wires or cables from the cabinet.

When using more than 5 plug-in logic circuit boards, install the circuit board connectors on a chassis designed for shelf mounting. Provide this chassis with a Type MS connector. It must be shelf-mounted.

c.	Obtain approval when using special logic circuits before the controller cabinet and equipment are fabricated by the supplier.

6.	Opticom Priority Control System. Install the following components of the 3M Company’s Opticom Priority Control System according to 3M’s written installation instructions at the signalized intersections listed on the Plans.

Install the quantity of model 711, 721, and 722 optical detectors on the signal pole mast arms shown on the Plans. Before you install the detectors, gain approval of their final lateral location from the Engineer. See the Plans for installation details.

Install Model 138 Optical detector lead-in cable between the end of each signal mast arm and the controller cabinet. Furnish enough slack in these cables for them to extend 2-feet beyond the end of each signal mast arm and to leave 3 meters of slack in the controller cabinet.  Seal both ends of each lead-in cable with mastic lined, heat shrink tubing end caps.

Before you attach the conductors to the optical detectors, strip the insulation for the conductors and attach all four conductors to ground in the controller cabinet. Attach the signal cable to the confirmation light.  The Municipality of Anchorage Signal Maintenance Section (MOA Signal Maintenance) will tie down the conductors in the controller cabinet under Item 660(26), Signal Timings and Adjustments.

Furnish each controller cabinet with a Model 754 phase selector, a Model 760 card rack, and an Opticom Panel Assembly, U.S. Traffic Corporation part number 103303.  The panel assembly interfaces the card rack to the controller cabinet.  Furnish new controller assemblies with these parts installed by the controller assembly manufacturer.  To retrofit existing controller assemblies, deliver the parts to MOA Signal Maintenance, who will install the parts under Item 660(26), Signal Timings and Adjustments.

7.	Traffic Logging System. Furnish, for installation in each traffic signal controller cabinet, a module that collects, time stamps, stores data in an unattended manner, and conforms to the following:

a.	Operation. The unit shall accept a new operating program, operational parameters, and the date and time stamp from a personal computer, downloaded through an RS-232 cable. The use of replaceable proms to change the operational program is unacceptable. Data collection shall be automatic and not require an operator to reset or start operation.

In the event of a power interruption, data collection shall automatically restart at the proper time. Other than the current sample being collected, the unit shall not lose stored data because of the power interruption. At power-up or at the restoration of power after an outage, the unit shall log the date and time at the start of data collection.

The unit shall maintain the operating program, data storage, and date/time for a minimum of 5 years from when power is removed from the unit. The internal program/data size shall be a minimum of 32,000 bytes.

b.	Input Interface. The unit shall have a minimum of 28 inputs.  Furnish a Detector Systems TLS-1-C1 interface cable for each controller cabinet to connect the unit to the output of the loop detector units. The Municipality of Anchorage’s Signal Maintenance Section will install the interface cable in the controller cabinets under Item 660(26), Signal System Timing and Adjustments.

c.	Output Interface. Furnish all units with an RS-232 serial port that allows a user to download and upload directly between the unit and a personal computer using the Microsoft Windows NT operating system or the external dial-up multi-port modem.

d.	Software. Supply Microsoft Windows NT compatible software and user manuals with the unit that provides the operator an interface to the hardware. Furnish menu driven software that allows an operator to: 1) download to initialize the unit with its operating program and data collection parameters, 2) upload information from the unit (both stored data and real-time data) and 3) transfer a data file to a text file.

The operating program shall provide for month, day, day-of-week, hour, minute, and second information and allow sampling periods of 5, 15, 30, and 60 minutes.

740-2.11 VEHICULAR SIGNAL HEADS. Conform to Chapter 2 of Equipment and Material Standards of the ITE (Publication ST-0017A), Vehicle Traffic Control Signal Heads (VTCSH). Each signal head must: be adjustable, vertical type with the number and type of lights specified; provide a light indication in one direction only; be adjustable through 360 degrees about a vertical axis; and be mounted at the location and in the manner shown on the Plans.  Except for optically programmed signal heads, vehicular signal heads at each intersection must be of the same make and type.

1.	Conventional Signal Heads. Use LED optical units for red and green indications. Use incandescent optical units for yellow indications.

Provide a removable aluminum tunnel visor with an open slot at the bottom for each optical unit.  When shown on the Plans or specified in the Special Provisions, construct the visor of polycarbonate resin with the color (black) pigment completely impregnated throughout the resin material.

Factory finish with 2 coats of dark olive green enamel signal heads, signal head mountings, brackets and fittings, and outside of visors.  Painting is not required where the color is an integral part of the component material.  Factory finish with 2 coats of flat black signal visor interiors.

a.	Incandescent Optical Units.

(1)	Furnish each optical unit complete with lens, reflector, lamp holder, and clear incandescent traffic signal lamp.

(2)	Provide standard glass prismed traffic signal lenses.

(3)	Secure the lamp holder to the reflector to provide a dust and moisture-proof seal.

(4)	Hold the reflector and lamp holder securely in place with the outer edge of the reflector engaging the lens gasket to provide a light and moisture seal for the entire optical assembly.

(5)	Wire lamp holders so that a white wire will be connected to the shell of the lamp holder and a black or colored wire to the bottom or end terminal of the lamp holder.  Connect these wires, in turn, to the terminal block mounted inside at the back of the housing. The terminal block must have sufficient screw type terminals to terminate field wires and lamp wires independently, with separate screws.  Permanently identify the terminals to which field wires are attached or color-code the wiring to facilitate field work.  Locate the terminal block in the center section of the head.

(6)	Lamps for the 300 mm units must be 1,950 lumen minimum initial output, 120 volt, 6,000 hour rated life, clear, traffic signal lamps.

(7)	Lamps for the 200 mm units must be 665 lumen minimum initial output, 120 volt, 6,000 hour rated life, clear, traffic signal lamps.

(8)	Use reflectors made of Alzak finished aluminum. The thickness of the anodic coating must be a minimum of 0.0025 mm (0.0001 inches), or its equivalent, spun or drawn from metal not less than 0.635 mm (0.025 inches) thick and equipped with a bead or flange on the outer edge to stiffen the reflector to ensure it is held true to shape. The reflecting surface must be totally free of flaws, scratches, defacements, or mechanical distortion.

b.	LED Optical Units. Use red and green LED signal modules that meet the requirements of Chapter 2a of Equipment and Material Standards of the ITE (Publication ST-0017A), Vehicle Traffic Control Signal Heads (VTCSH2), and the following:

Designed as retrofit replacement for existing optical unit of signal lamp and fits in the doorframe of a standard traffic signal section built to meet the VTCSH, without modification to the housing and not requiring on-site assembly or special tools for installation. Do not use incandescent lamp socket, reflector, reflector holder, or lens with an LED signal module.

Single, self-contained, sealed unit with two conductors for connecting to power, a printed circuit board, power supply, a lens and gasket. Module must be weather proof after installation and connection and protect internal components against dust and moisture intrusion according to NEMA Standard 250-1991 for Type 4 enclosures.  Use a one-piece EPDM (ethylene propylene rubber) gasket to seal the module in the doorframe.

Use AllnGaP technology and are the ultra bright type rated for 100,000 hours of continuous operation from -40°C to 74°C. Do not use AlGaS LEDs.

Use wiring and terminal blocks meeting VTCSH Section 13.02.

(1)	Lens. The lens may be tinted or use transparent film or materials with similar characteristics to enhance ON/OFF contrasts, provided that it does not affect chromaticity and is uniform across the face of the lens.

If a polymeric lens is used, provide a surface coating or chemical surface treatment to the front surface to resist abrasion.

Furnish modules with an integral lens that features a smooth convex outer surface made of ultraviolet stabilized plastic or glass. The lens must withstand ultraviolet (direct sunlight) exposure for a minimum period of 7 years without exhibiting evidence of deterioration.

(2)	Photometric Requirements. Meet the following:

▪	Chromaticity coordinate requirements of VTCSH2, Section 4.2

▪	Luminous intensity values of VTCSH2, Section 4.1 after 72 months of continuous use in a traffic signal system

(3)	Markings. Permanently mark the back of each LED signal module with:

▪	Manufacturer’s name, trademark, and other necessary identification

▪	Warranty information

▪	Rated voltage and power consumption in volt-amperes

▪	An up arrow or the word “UP” or “TOP” for orientation within a signal housing

(4)	Electrical. Operate from a 60 Hz (±3 Hz) AC line over a voltage range of 80 to 135 volts. The circuitry must prevent perceptible flicker over the voltage range specified above. The fluctuations of line voltage must have no visible effect on the luminous intensity of the indications. Rated voltage for measurements must be 120 volts.  Units must not produce light when the voltage drops to less than 45 volts AC.

Furnish each signal module with two secured, color-coded, 600 V, 20 AWG minimum, jacketed wires that conform to the NEC and are rated for service at +104°C. Furnish 1.2 m long conductors fitted with fork type terminal connectors.

On-board circuitry must include voltage surge protection to withstand high-repetition noise transients as stated in Section 2.1.6 of NEMA Standard TS-2, 1992.

The failure of an individual LED in a string must not result in the loss of the entire string or indication.

LED signal modules must be operationally compatible with currently used controller assemblies (solid state load switches, flashers, and conflict monitors).

LED signal modules and on-board circuitry must meet Federal Communications Commission (FCC) Title 47, Subpart B, Section 15 regulations concerning the emission of electronic noise.

The LED signal module must provide a power factor of 0.90 or greater.

Total harmonic distortion (current and voltage) inducted into an AC power line by a LED signal module must not exceed 20 percent.

(5)	Production Testing Requirements. Require the manufacturer to energize each new LED module for a minimum of 24 hours at operating voltage and at a temperature of 60°C before shipment, to ensure electronic component reliability.

After completing the burn-in procedure, require the manufacturer to test each LED lamp unit for rated initial intensity at rated operating voltage.

(6)	Warranty. Provide a manufacturers written warranty that covers defects in materials and workmanship for the LED signal modules for a period of 84 months.  The warranty period will begin on the date the traffic signal satisfactorily completes the functional test prescribed in subsection 660-3.01.7., Field Tests.  The warranty period for modules that replace failed modules will begin on the date installed.

Require the manufacturer to replace failed LED modules with new LED modules at no cost to the Department, including the cost of shipping failed modules. The warranty does not include the cost of removing failed modules from or reinstalling new modules in a traffic signal system. Require the manufacturer, upon notification a module has failed, to send, via next day delivery, the Department prepaid authorization to return the failed module.

Require the manufacturer to deliver replacement LED modules, within 5 working days of receiving failed modules, to the location designated by the Department.

Submit warranty documents before installing the LED modules, including the manufacturer’s toll free telephone number for returning failed LED modules.

2.	Programmed Visibility Signal Heads. Conform to the requirements for conventional signal heads with incandescent optical units, except as modified below.

Each signal section must provide a nominal 300 mm diameter circular or arrow indication. Meet the ITE Standard Specifications for color and arrow configuration.

Provide each section with a 25 mm cutaway visor.

Provide each signal section with an adjustable connection that permits incremental tilting from 0 to 10 degrees above or below the horizontal while maintaining a common vertical axis through couplers and mounting axis in 5-degree increments.

The signal must be mountable with ordinary tools and capable of being serviced without tools. Preset the adjustment at 4 degrees below the horizontal.

The visibility of each signal face must be capable of adjustment or programming within the face. When programmed, each signal face’s indication must be visible only in those areas or lanes to be controlled. During dusk and darkness a faint glow to each side will be permissible.

Before programming, each signal section with a yellow indication must provide a minimum luminous intensity of 3,000 candela on the optical axis, and a maximum intensity of 30 candela at 15 degrees horizontal from the axis.  Each signal section must be capable of having its visibility programmed to achieve the following luminous intensities: a minimum of 3,000 candela on the optical axis, a maximum of 100 candela at from 1/2 to 2 degrees horizontal from the axis and a maximum of 10 candela at from 2 to 15 degrees horizontal from the axis. Under the same conditions, the intensities of the red indication and the green indication must be at least 19% and 38% respectively of the yellow indication.

Each signal face or signal section must include integral means for regulating its luminous intensity between limits in proportion to the individual background luminance. Lamp intensity must not be less than 97% of uncontrolled intensity at 10,765 lux, and must reduce to 15±2% of maximum intensity at less than 10.8 lux. The dimming device must operate over an applied voltage range of 95 to 130 volts, 60 Hz and a temperature range of -40°C to 74°C.

Program the head as recommended by the manufacturer and as directed by the Engineer.

3.	Housing.

a.	Parts of the housing, including the doors and end plates, must be of die cast aluminum meeting ASTM B 85, and parts must be clean, smooth, and free from flaws, cracks, blow holes, or other imperfections.

b.	The housing of each signal section must be one piece with integral top, bottom and sides, with square doors.

c.	Exposed bolts, screws, hinges, pins, and door locking devices must be stainless steel.  Interior screws and fittings must be stainless steel or approved non-ferrous, corrosion-resistant material.

d.	The top and bottom of each housing must have an opening to accommodate standard 38 mm pipe fittings and brackets.

e.	The top and bottom opening of the housing must have an integral serrated boss that will provide positive positioning of the signal head in 5-degree increments so as to eliminate undesirable rotation or misalignment of the signal head as well as between sections. A total of 72 teeth must be provided in the serrated boss. The teeth must be clean and sharp to provide positive positioning with the grooves of the mating section or framework.

f.	Fasten together individual signal sections with a cadmium-plated tri-stud connector, lockwashers, and nuts with access holes for the passage of electrical conductors from one section to another.

g.	Each signal housing must have 2 integral hinge lugs located on the left side for mounting the door.

h.	Provide 1 or 2 latches on the right side of each signal housing with stainless steel wing nut assemblies to engage the door latches.

i.	Each signal housing must have a door opening for the periphery with a soft closed cell neoprene gasket to provide a weather tight seal with the mating door.

j.	Provide the door of each signal housing with a round opening designed to accommodate standard traffic signal lens.

4.	Backplates. Furnish and attach backplates to vehicle signal heads except post-mounted flashers.

Construct backplates of 1.3 mm (0.051-inch) minimum thickness aluminum alloy sheet meeting ASTM B 209, alloy 3003-H14. Backplates extensions for 300 mm displays must be 200 mm wide and for 200 mm display must be 138 mm wide. Where a backplate consists of 2 or more sections, fasten them together with aluminum rivets or bolts, peened after assembly to prevent loosening.

Post mounted and pole side mounted vehicle signal heads must have 125 or 138 mm wide backplate extensions (borders).  Five (5) section overhead cluster mounted signals must have nominal 125 mm wide backplate extensions (borders).  Combination 200 mm/300 mm vertical mounted signal heads must have backplates with nominal borders of 200 mm for the 200 mm sections and 125 mm for 300 mm sections.

Factory finish the back faces of back plates with 2 coats of dark olive green enamel.  Factory finish front faces of back plates with 2 coats of flat black enamel.

740-2.12 PEDESTRIAN SIGNALS. Conform to the ITE Standard for Adjustable Face Pedestrian Signal Heads. Use the "HAND”, “WALKING PERSON", and “COUNTDOWN NUMERAL” symbols. Use LED type message modules.

1.	Signal Head Dimensions: Maximum overall dimensions of 457 mm wide, 406 mm high, and 225 mm deep, including visor and hinges.

2.	Message Symbols: Portland orange “HAND” and lunar white “WALKING PERSON.”  Where called for on the plans, include both Portland orange “HAND” and “COUNTDOWN NUMERALS”.  Minimum size shall be 300 mm high and 175 mm wide.

3.	Message Module: Supply LED modules that display the “HAND”, “WALKING PERSON”, and “COUNTDOWN NUMERALS” symbols that comply with ITE Pedestrian Traffic Control Signal Indications (PTCSI) standard for these symbols. Furnish LED pedestrian signal modules designed as retrofit replacements for existing neon type pedestrian signals (ICC 4090 and/or 4094).

Furnish LED pedestrian signal modules that use AllnGaP technology and are the ultra bright type rated for 100,000 hours or more at 25°C and 20 mA. Do not use AlGaS LEDs. Ambient operating temperature range of -40°C to +74°C.

Furnish one piece, self-contained, LED pedestrian signal modules that require no on-site assembly for installation in existing pedestrian signal housings.

Furnish LED pedestrian signal modules designed to protect internal LED, electronic, and electrical components against dust and moisture intrusion, when properly installed with gasket, and meet the requirements of NEMA Standard 250-1991, sections 4.7.2.1 and 4.7.3.2, for type 4 enclosures.

Furnish pedestrian LED traffic signal modules to replace neon type message modules found in 470 mm by 476 mm pedestrian signal housing built to the PTCSI Standard.

Furnish LED modules that maintenance personnel can remove from the housing without damaging the module.

The LED pedestrian signal modules must not require special tools for installation.

LED pedestrian signal modules must fit into the existing pedestrian signal housings built to the PTCSI standard without modifying the housing.

Furnish LED pedestrian signal modules that fit securely in the housing, connect directly to existing electrical wiring, and form a weather-tight seal.

Retrofitting an existing pedestrian signal must only require the removal of the existing neon message module, gasket, and power supply and installation of the new LED module.

Each retrofit must include necessary components to complete conversion including a one-piece gasket.

Each pedestrian module must have a sticker attached stating compliance to the ITE Standard for color.

a.	Lens. Furnish LED pedestrian signal modules with field-replaceable UV stabilized polycarbonate lenses. The exterior of the lens must be smooth and frosted to prevent sun phantom.

b.	Photometric Requirements. Furnish LED pedestrian signal modules that, when operated over the specified ambient temperature and voltage range, pedestrians can read both day and night at distances from 3 m to the full width of the crossing.

Meet the chromaticity coordinate of requirements of PTCSI Section 5.3 and Figure C.

Luminous intensity must not vary more than +10% for voltage range of 80 to 135 VAC.

c.	Markings. Meet the requirements of Subsection 740-2.11.1.b.(3).

d.	Electrical. Meet the requirements of Subsection 740-2.11.1.b.(4).

e.	Production Testing Requirements. Meet the requirements of subsection 740-2.11.1.b.(5).

f.	Warranty. Meet the requirements of Subsection 740-2.11.1.b.(6).

4.	Housing.

a.	Provide a dustproof and weatherproof housing that allows easy access to and replacement of components.

b.	Provide a one-piece, corrosion-resistant, aluminum-alloy die-cast case complete with integrally cast top, bottom, sides, and back.  Provide 4 integrally cast hinge lug pairs, 2 at the top and 2 at the bottom of each case, for operation of a swing-down door.

c.	Provide 3 versions of the case. The first and second versions need not include upper and lower openings, but when provided must be plugged to be weather-tight.

(1)	clamshell mount, with hardware, for installation of “pole left of message”

(2)	clamshell mount, with hardware, for installation of “pole right of message”

(3)	suitable for either post top or bracket mounting with upper and lower openings to accommodate standard 38 mm pipe brackets.  Integrally cast a shurlock boss into the bottom opening of the signal case. Make the dimensions of the shurlock boss as follows: outside diameter, 66.7 mm; inside diameter, 50 mm; number of radial teeth, 72; and depth of teeth, 2 mm. The teeth must be clean and sharp and provide full engagement to eliminate rotation or misalignment of the signal.

d.	Make the door frame a one-piece, corrosion-resistant, aluminum-alloy die-casting, complete with 2 hinge lugs cast at the bottom and 2 latch slots cast at the top of each door.  Attach the door to the case by means of two Type 304 stainless steel spring pins. Attach 2 stainless steel hinged bolts with captive stainless steel wingnuts and washers to the case with the use of stainless steel spring pins. The door must latch and unlatch without the use of tools.

5.	Conductors. No. 14 AWG or larger meeting IMSA specifications 20-1.

6.	Place load switches for operation of the “WALK/WALKING PERSON” signals in the controller cabinet.

7.	Use machine screws, studs, and washers that are stainless steel.

8.	Use gaskets that conform to ASTM D 1056, Grade 2C2.

9.	Mount a terminal block in the unit for field wiring, as specified in Subsection 740-2.11.

10.	Factory finish the outside of pedestrian signal head housings and visors with 2 coats of dark olive green enamel.  Painting is not required where the color is an integral part of the component material. Factory finish with 2 coats of flat black enamel the interior of the signal visor.

11.	Pedestrian signals must show the following:

a.	Steady “WALKING PERSON” during the pedestrian interval

b.	Steady “WALKING PERSON” and “COUNTDOWN NUMERALS” during the pedestrian clearance interval

c.	Steady “HAND” after the pedestrian clearance and during the associated yellow and red vehicle clearance phase intervals

d.	Dark during intersection flash

740-2.13 PEDESTRIAN PUSH BUTTONS. Tamper-proof with a 50 mm minimum diameter concave or convex chrome or stainless steel telescoping-type plunger.

Construct a weatherproof assembly designed to prevent an electrical shock under weather condition and grounded according to the NEC.

Push button switch. Provide a phenolic-enclosed precision snap-acting type, switching unit, single-pole, double-throw, with screw type terminals, rated 15 amperes at 125 volts, AC.  Must have the following characteristics:

1.	Switching unit with a stainless steel plunger actuator and a U-frame to permit recessed mounting in push button housing.

2.	Switch operating force of 255 to 370 grams and a minimum release force of 113 grams.

Where a pedestrian push button is to be attached to a pole, shape the housing to fit the curvature of the pole to provide a rigid installation. Provide saddles to make a neat fit.

Where a pedestrian push button is to be mounted on top of a 63 mm diameter post, provide the housing with a slip-fitter with screws for securing to the post.

Factory finish pedestrian push button housings, mountings, brackets, and fittings with 2 coats of dark olive green enamel.  Painting is not required where the color is an integral part of the component material.

740-2.14 ROADWAY LUMINAIRES.  Luminaires shall provide the light distributions specified and meet or exceed the initial light levels and light distribution uniformities when specified. Furnish each luminaire with a high pressure sodium lamp of the wattage specified and matching ballast.  Furnish lamps that feature a rated life of 24,000 hours based on 10 hours per start and ballasts that conform to subsection 740-2.21.

Provide luminaires that include the following features:

1.	A corrosion-resistant enclosure with gray paint finish and space for the ballast.

2.	Third party certified for use in wet locations.

3.	Borosilicate glass lenses, unless polycarbonate resin refractors are specified.

4.	Terminal blocks for attaching the illumination tap conductors.

5.	Aluminum reflectors with an ALZAK or ALGLAS finish.

6.	Optical components free of substances that affect photometric performance, e.g. paint.

7.	Housings cast with no provision for a photoelectric control receptacle.

8.	A sealed reflector and lens design with elastomer gaskets and activated charcoal filters.  Gasket material must withstand the temperatures involved and be securely held in place.

9.	With lamps through 400 watts, starting aids that plug into a socket for easy replacement.

When cut off distributions are specified for cobrahead luminaires, furnish luminaires with flat glass lenses and a full cutoff light distribution as defined in the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8, dated 2000.

For each luminaire and light distribution type specified, submit luminaire specifications, lumen output of the lamps that will be furnished, and current electronic photometric data to the Engineer for approval.  Furnish photometric data in Illuminating Engineering Society (I.E.S.) format to enable the Engineer to verify lighting levels and uniformity ratios according to the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8, dated 1983 using computer programs.

Cobrahead luminaires shall include three additional features.  An easily removed hinged door used exclusively for mounting the ballast.  Another door that frames the lens, hinges on the house side, and fastens on the street side with an automatic type latch.  Four bolt brackets with center pivot for leveling to mount luminaires on two-inch nominal diameter standard pipe.

Offset luminaires shall also include knuckle style pole top adapters that are sized to fit two-inch nominal diameter standard pipe and feature a wire way meeting NEC requirements for installing three size 10 AWG conductors between the pole and the terminal block located in the luminaire.

740-2.15 BALLASTS. Include ballasts for high intensity discharge lamps rated for the voltages and lamp types specified. Furnish ballasts with starting currents less than operating currents.

Furnish regulator-type ballasts with copper windings electrically isolated from each other, which will start and operate the lamps in temperatures down to -40 °F. The allowable line voltage variation is plus and minus 10%.

Equip high-pressure sodium luminaires, except those with 1000 watt lamps, with magnetic regulator ballasts with the following additional operating characteristics:

1.	The lamp wattage regulation spread over the life of the lamp must not exceed 18% of nominal lamp watts at plus and minus 10% line voltage variations.

2.	With nominal line and lamp voltages, the ballast must regulate the lamp output to within 5% of the ballast design center, and sustain lamp operation with a minimum 60% voltage drop lasting 4 seconds or less.

For luminaires equipped with 1000 watt high pressure sodium lamps, furnish auto-regulator ballasts that provide a maximum 30% lamp regulation spread, a minimum 35% voltage dip tolerance, and with nominal line and lamp voltages regulate lamp output to within 5% of the ballast design center.

For soffit luminaires, furnish ballasts with mounting brackets and terminal blocks for primary connections. Furnish flush mounted luminaires with the lamp sockets preconnected to the secondary.  With suspended luminaires, furnish ballasts with terminal blocks for both primary and secondary connections.

Submit the ballast manufacturer’s specification sheets for review and approval.

APPENDIX A

PERMITS

APPENDIX B

EROSION AND SEDIMENT CONTROL PLAN (ESCP)

APPENDIX C

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX D

MATERIALS CERTIFICATION LIST

APPENDIX E

UTILITY COMPANY CONSTRUCTION REQUIREMENTS