Timothy J. Vig

No.  CE 7375

BUSINESS BOULEVARD

PEDESTRIAN SAFETY IMPROVEMENTS

PROJECT NOs.  TEA

0001(130)/52519/96

ADDENDUM #____  ATTACHMENT #____

ADDENDUM #____  ATTACHMENT #____

ADDENDUM #____  ATTACHMENT #____

ADDENDUM #____  ATTACHMENT #____

ADDENDUM #____  ATTACHMENT #____

ADDENDUM #____  ATTACHMENT #____

ADDENDUM #____  ATTACHMENT #____

ADDENDUM #____  ATTACHMENT #____

ADDENDUM #____  ATTACHMENT #____

ADDENDUM #____  ATTACHMENT #____

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the

ALASKA

DEPARTMENT OF TRANSPORTATION AND PUBLIC FACILITIES

1988 STANDARD

SPECIFICATIONS FOR

HIGHWAY

CONSTRUCTION

SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available

at 4111 Aviation Avenue for the following:

1.

These items are available upon request in the Anchorage Department of Transportation

and Public Facilities building Plans Room:

a.

Quantity Computations

b

.

Cross Sections

c.

Standard Specifications for Highway Construction (1988).  (Price $35.00)

d.

State of Alaska Department of Transportation and Public Facilities publication,

Best Management Practices For Construction Erosion and Sediment Control

and Maintenance and Operations Activities.

e.

Geotechnical

Report, Business Boulevard Pedestrian Safety Improvements,

June 1998.

f.

State of Alaska Department of Transportation and Public Facilities (DOT&PF)

Sign Face Fabrication Requirements.

2.

Utility agreements pertaining to the disposition of all utility facilities on this project are

available for review at the office of the DOT&PF Traffic, Safety and Utilities Engineer,

(907) 269

0647.

3

.

Construction Survey Requirements are contained in Appendix A.

4.

Requirements for an Erosion and Sediment Control Plan (

ESCP

) and Storm Water

Pollution Prevention Plan (

SWPPP

) are contained in Appendix B.

5.

The Materials Certification List (

MCL

) has been included in Appendix C.

This

list is provided for the Contractor to determine which materials will require

submittal

to the Project Engineer for certification compliance.  The

MCL

also

provides the Project Engineer with the appropriate approving authority.

6.

Temporary Construction Permits (

TCPs

) for the project are contained in Appendix D.

7

.

Enstar

Natural Gas Company

Safety Requirements For Excavation Adjacent To

Natural Gas Pipelines

and

Geotech

Fabric and Insulation Board Installation

Methods Near Gas Lines

detail

are

contained in Appendix E.

8

.

A list of Contractors qualified to perform

Matanuska

Telephone Association (MTA)

work is contained in Appendix F

.

9.

New

DBE

Program Requirements.

DOT&PF will fully implement new program elements of its United States Department

of Transportation (

USDOT

) approved Disadvantaged Business Enterprise (

DBE

)

Program on August 1, 2000.  Key elements of the new

DBE

Program are:

A newly revised

DBE

Program specification, Section 120;

All bidders are required to register annually with the DOT&PF Civil Rights

Office;

Apparent low bidders will be required to submit a written commitment with

each

DBE

firm proposed for subcontracting; and

Prime Contractors will be required to report to the DOT&PF Civil Rights

Office payments made to

DBE

firms on a monthly basis.

All information required may be reported on forms available from the DOT&PF Civil

Rights Office or the Regional Contract Compliance Officer.  These forms will also be

available soon on the DOT&PF Civil Rights Office web page in ADOBE Acrobat

downloadable format at:

www.dot.state.ak.us/external/state_wide/dbe/dbe.html

Any questions about these new provisions may be directed to the Civil Rights Office at

269

0851or Toll Free at 1

800

770

6236.

10

.

The CPM schedule

submittal

requirements have changed.  See Section 64

6

7

,

CPM SCHEDULING of the Special Provisions for details.

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.26 HIGHWAY, STREET OR ROAD

. Delete this subsection in its entirety and substitute the

following: A general term denoting a public way used by vehicles and pedestrians, including the entire

area

within the right-of-way.

101-1.27  HOLIDAYS

.

Delete

Items

2

and

3

and

substitute

the

following

:

2.

Martin Luther King Jr's Birthday - Third Monday in January.

3.

President's Day - Third Monday in February.

(5/7/91)

M30

101-1.30 MAJOR CONTRACT ITEM

.

Replace

"10%"

with

"5%".

101-1.33 MINOR CONTRACT ITEM

.

Replace

"10%"

with

"5%".

Add the following subsections

:

101-1.62a SUBSIDIARY.

Not paid for directly. Compensation for such work is included in the payment

for other items of work and no separate payment will be made. (2/18/99)

R230

101-1.73 NON

FROST SUSCEPTIBLE.

Material that contains 6 percent or less passing the No. 200

screen as determined by sieve analysis performed on minus 3

inch material. (9/1/89)

R1

101-1.74 INTERIM WORK AUTHORIZATION (

IWA

).

A written order by the Project Engineer

initiating changes to the contract, within its general scope, until a subsequent Change Order is execu

ted.

(9/2/99)

R243

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  QUALIFICATION OF BIDDERS.

Delete

the

second

paragraph

.  (5/12/89)

M1

102-1.06 PREPARATION OF PROPOSAL.

Replace the first sentence with the following

: The bidder

shall submit his proposal on the forms furnished by the Department, or legible copies thereof.

Replace the second paragraph with the following

:

The bidder shall specify a unit price, in figures, for each

pay item for which a quantity is given and shall also show the products of the respective unit prices

and

quantities written in figures in the column provided for that purpose and the total amount of the prop

osal

obtained by adding the amounts of the several items. All the figures shall be in ink or typed. In the

event

of a discrepancy between unit bid prices and extensions, the unit bid price shall govern. Any changes

shall

be initialed by the person signing the proposal. (7/2/93)

M58

Add the following:

At certain bid openings a bidder may wish to submit bids on more work than he desires

to have awarded to him. The bidder may indicate the total amount desired to be accepted and the

Department will determine which of his low bids on these projects, up to the final total indicated, wi

ll be

accepted. This limitation will only apply when the bidder has added the following statement to the Pro

posal

Form for at least one of the projects being bid:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or

_____ contracts and hereby authorize the Department to determine which bids shall be

disqualified."

102-1.07 NON-RESPONSIVE PROPOSALS.

Replace item 1. with the following

:

1

.

If the proposal is on a form other than that furnished by the Department, or legible copies thereof;

or if the form is altered or any part thereof is detached; or if the proposal is improperly signed.

Delete item 3. in its entirety and substitute the following

:

3.

If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into

a contract pursuant to an award, except for a maximum limit on the total amount of awards

acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06, Preparation

of Proposal.  (5/7/91)

M31

Add

a

new

item

as

follows

:

7.

If any of the unit prices bid are excessively unbalanced (either above or below the amount of a

reasonable bid) to the potential detriment of the Department.  (5/12/89)

M2

102-1.09 DELIVERY OF PROPOSALS.

Delete the third paragraph

.

Special Provisions

102-1.12 ADDENDA REQUIREMENTS.

Delete this subsection in its entirety and substitute the

following

: Addenda will be issued to the individual or company to whom bidding documents were issued.

Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph,

courier, and in special circumstances by phone. Addenda will be issued to the address, telefacsimile n

umber

or phone number as stated on the planholder's list unless picked up in person or included with the bid

documents. It is the bidder's responsibility to insure that he has received all addenda affecting the

Invitation

For Bids. No claim or protest will be allowed based on the bidder's allegation that he did not receive

all

of the addenda for an Invitation For Bids.

All addenda shall be acknowledged on the Proposal or by telegram or telefacsimile prior to the schedul

ed

time of bid opening. If no addenda are received by the bidder, the word "None" should be entered on th

e

Proposal Form.

(10/28/96)

R171

102-1.16 NON-COLLUSION AFFIDAVIT.

Delete this subsection

.

(2/18/99)

R231

SECTION 103

AWARD AND EXECUTION OF CONTRACT

103-1.01 CONSIDERATION OF PROPOSALS.

Add

the

following

: The apparent low bidder shall

submit a completed Subcontractor List, form 25D

5(C), within 5 working days following receipt of written

notification by the Department.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portio

n of work

and the value of that work is in excess  of one-half of one percent of the total bid, the bidder agree

s to

perform that portion of work without the use of a subcontractor and to have represented that he is qua

lified

to perform that work.

A bidder who attempts to circumvent the requirements of this subsection by listing as a subcontractor

another Contractor who, in turn, sublets the majority of the work required under the contract, violate

s this

subsection.

If a contract is awarded to a bidder who violates this subsection, the Contracting Officer may:

1.

cancel the contract without any damages accruing to the Department, or,

2.

after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10

percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.

fails to comply with AS 08.18,

2.

files for bankruptcy or becomes insolvent,

3.

fails to execute a contract with the bidder involving performance of the work for which the

subcontractor was listed and the bidder acted in good faith,

4.

fails to obtain bonding,

5.

fails to obtain insurance acceptable to the Department,

6.

fails to perform the contract with the bidder involving work for which the subcontractor was listed,

7.

must be replaced in order for the prime Contractor to satisfy required State and/or Federal

affirmative action requirements,

8.

refuses to agree or abide with the bidder's labor agreement, or,

9.

is determined by the Contracting Officer not to be responsible.

(4/1/93)

R82

In addition to the circumstances described above, the Contractor may request permission from the

Contracting Officer to add or replace a listed subcontractor. The request must be made in advance, in

writing, specifically detailing the basis for the request, and shall include appropriate supporting

documentation. The Contracting Officer will approve the request if it is determined to be in the best

interest

of the State.

(10/28/99)

M 84

Standard Modification

103-1.02 AWARD OF CONTRACT.

In the third paragraph, change

practical

to

practicable

.

(06/25/99)

M69

103-1.04 PERFORMANCE AND PAYMENT BONDS.

In the third paragraph, under item

1.delete the first sentence and substitute the following

: Escrow account, with a Federally-insured

financial institution, in the name of the Department.

103-1.05 INSURANCE REQUIREMENTS.

Delete this subsection in its entirety and substitute the

following

: The Contractor shall provide evidence of insurance with a carrier or carriers satisfactory to

the Department covering injury to persons and/or property suffered by the State of Alaska or a third

party, as a result of operations under this contract by the Contractor or by any subcontractor. This

coverage will also provide protection against injuries to all employees of the Contractor and the

employees of any subcontractor engaged in work under this contract. The delivery to the Department

of a written 30 day notice is required before cancellation of any coverage or reduction in any limits

of

liability. Insurance carriers providing coverage shall have an acceptable financial rating.

The Contractor shall maintain in force at all times, during the performance of work under this contrac

t,

the following policies of insurance. All insurance policies shall comply with, and be issued by insure

rs

licensed to transact the business of insurance under AS 21. Failure to maintain the specified insuranc

e

may, at the option of the Contracting Officer, be deemed as unacceptable work and remedied under

Subsection 105-1.11. Where specific limits and coverages are shown, it is understood that they shall b

e

the minimum acceptable. The requirements of this subsection shall not limit the Contractor's indemnity

responsibility under Subsection 107-1.13. Additional insurance requirements specific to this contract

are contained in the Special Provisions, when applicable.

1

.

Workers' Compensation Insurance

: The Contractor shall provide and maintain, for all

employees of the Contractor engaged in work under this contract, Workers' Compensation

Insurance as required by AS 23.30.045. The Contractor shall be responsible for Workers'

Compensation Insurance for any subcontractor who provides services under this contract, to

include:

a.

Waiver of subrogation against the State and Employer's Liability Protection in the

amount of $500,000 each accident/$500,000 each disease.

b.

If the Contractor directly utilizes labor outside of the State of Alaska in the prosecution

of the work, "Other States" endorsement shall be required as a condition of the

contract.

c.

Whenever the work involves activity on or about navigable waters, the Workers'

Compensation policy shall contain a United States Longshoreman's and Harbor

Worker's Act endorsement, and when appropriate, a Maritime Employer's Liability

(Jones Act) endorsement with a minimum limit of $1,000,000.

Commercial General Liability Insurance

: on an occurrence policy form covering all operations by or on

behalf of the Contractor with combined single limits not less than:

$1,000,000 each occurrence

$1,000,000 for Personal Injury Liability

$2,000,000 aggregate for Products-Completed Operations

$2,000,000 general aggregate

The State of Alaska shall be named as additional insured. This insurance shall be considered to

be primary and non-contributory to any other insurance carried by the State through self

insurance or otherwise.

Automobile Liability Insurance

: covering all vehicles used by the Contractor in the performance of

services under this agreement with combined single limits not less than $1,000,000 each occurrence.

In addition to providing the above coverages the Contractor shall, in any contract or agreement with

subcontractors performing work, require that all indemnities and waivers of subrogation it obtains, an

d

that any stipulation to be named as an additional insured it obtains, also be extended to waive rights

of

subrogation against the State of Alaska and to add the State of Alaska as additional named indemnitee

and as additional insured.

Evidence of insurance shall be furnished to the Department prior to the award of the contract. Such

evidence, executed by the carrier's representative and issued to the Department, shall consist of a

certificate of insurance or the policy declaration page with required endorsements attached thereto

which denote the type, amount, class of operations covered, effective (and retroactive) dates, and dat

es

of expiration. Acceptance by the Department of deficient evidence does not constitute a waiver of

contract requirements.

When a certificate of insurance is furnished, it shall contain the following statement:

"This is to certify that the policies described herein comply with all aspects of the insurance

requirements of (

Project Name and Number

)."

(2/18/99)

R232

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  CHANGES.

Add the following after the third paragraph

: Before a Change Order or

Supplemental Agreement covering work for which there is no established contract price is approved, the

Contractor shall submit detailed cost or pricing data regarding the changed or extra work. The cost or

pricing data shall include an itemization of all costs including labor, materials, and equipment requi

red for

the work. The Contractor shall certify that the data submitted is, to his best knowledge and belief, a

ccurate,

complete and current as of a mutually determined specified date and that such data will continue to be

accurate and complete during the performance of the changed or extra work.

(2/18/99)

R233

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  AUTHORITY OF THE ENGINEER.

Add the following

:  The Engineer may, at

reasonable times, inspect that part of the plant or place of business of the Contractor or subcontract

or

that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that

the books and records relate to the performance of the contract or subcontract, including cost or

pricing data submitted under subsection 104-1.02, Changes.  Books and records that relate to the

performance of the contract shall be maintained by the Contractor for a period of three years after th

e

date of final payment under the prime contract and by the subcontractor for a period of three years

after the date of final payment under the subcontract, unless a shorter period is authorized in writin

g by

the Contracting Officer.

(5/12/89)

M6

When, in the opinion of the Engineer, conditions are such that the safety and/or convenience of the

traveling public are adversely affected, the Contractor will be immediately notified in writing. The n

otice

will state the defect(s), the corrective action(s) required, and the time required to complete such

action(s). In no case shall this time exceed 24 hours. In the event that the Contractor fails to take

the

corrective action within the specified time, the Engineer may direct that the offending operations cea

se

until the defect(s) is (are) corrected. The Engineer reserves the right to have corrective action take

n by

outside forces. The cost of work by outside forces shall be deducted from any monies due or that may

become due under the terms of this Contract.

(2/18/99)

R234

105-1.02 PLANS AND WORKING DRAWINGS.

Delete the last two sentences of the second

paragraph and substitute the following

: All working and detail drawings shall be full size, on white

paper, and have dark blue or black lines.

(2/18/99)

R234

Replace the second sentence of the fourth paragraph with the following

: The Contractor shall indicate

on the working drawings all deviations from the plans and specifications and shall also itemize and

explain all deviations in the letter of transmittal.

(7/2/93)

S62

Replace the fifth paragraph with the following

:

Upon receipt of an approved copy of the shop working drawings, the Contractor shall furnish to the

Engineer:

1.

Enough additional copies to provide 8 approved sets of prints.

2.

One set of reproducible transparencies (polyester film).

3.

If requested, an electronic file in AutoCAD drawing interchange format (.DXF).

(09/30/99)

M 85

105-1.05 COOPERATION BY CONTRACTOR.

In the last paragraph, insert the following before

the last sentence

: The superintendent shall have the authority to sign Directives for the Contractor.

(2/18/99)

R234

Special Provisions

105-1.06 COOPERATION WITH UTILITIES.

Add the following

: The Contractor shall request

locates from all the utilities having facilities in the area. Contractor shall use the locate call cen

ter for the

following utilities:

Locate Call Center

Anchorage Area

278

3121

Statewide

800

478

3121

who will notify the following:

Alaska Fiberstar

Alaska Native Hospital

Anchorage Water & Wastewater Utility

AT&T Alascom, Inc.

Chugach Electric Association

Digline - Boise loan to AK

ENSTAR Natural Gas, Inc.

GCI

Marathon Oil Corporation

Matanuska Electric Association

Matanuska Telephone Association

PTI Communications, Inc.

Phillips Petroleum

Rogers Cable Systems of AK, Inc.

Signature Flight Support

DOT&PF Anchorage M&O

TelAlaska, Inc.

Tesoro Petroleum Co.

Unocal Oil & Gas

The Contractor shall call the following utilities and agencies directly:

DOT&PF Maintenance and Operations

235-5217

There are various utility appurtenances located within the project limits.  Utilities scheduled for

relocation are addressed in the following utility specific sections.  Cooperate with these utilities a

nd

coordinate schedule of work to allow them access to the project for their adjustments and/or relocatio

n.

Work around those utilities not designated for relocation in the plans and the following utility speci

fic

coordination .  The Contractor shall bear the expense for any changes or additional relocation

requested for Contractor convenience.

Work around all utility facilities, either existing or relocated, throughout the project unless advise

d by

the utility that the facility is abandoned in place.

The Contractor shall bear the responsibility for any changes in contract scheduling that result in the

conditions in this specification not being met.  Additional coordination with the applicable utility w

ill be

required.

Schedule and coordinate the utility relocations with project construction as set forth in Section

108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required prior to utility relocation.

Payment will be made as follows:

1.

Subsidiary to Item 642(1), Construction Surveying, if the Contractor is required to provide the

surveying as part of the contract an/or

2.

Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking

required by the utility is either in advance of the Contractor's two (2) week work plan, or not

required by the contract.

The utility shall give the Contractor, through the Engineer, twenty

one (21) calendar days advance

written notice for required staking.

Provide the Utility Companies twenty

one (21) calendar days advance written notice of the relocations

described below to begin.  The Utility Companies will not be required to work in more than one

location at a time, and will be allowed to complete a specific section of work prior to commencing wit

h

another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the

ground is frozen.  In addition, the utility companies may prohibit the Contractor, through the Enginee

r,

from working near the utility's facilities when the ground is frozen.

Specific coordination requirements for the specific utilities are included below:

(2/1/00)

R3

1.

Matanuska Electric Association

A.

At Station 10+55, 44

Lt, transformer FER3U and a portion of the direct buried 15 kV

1/0 CU tapeshield, and #500 CU tapeshield cables feeding it, are in conflict with the

retaining wall excavation.  Because the feed is a road crossing, there is not adequate room

to splice outside the road prism.  Splices are a weak point on the line and should be

accessible for later repair if necessary.  For this reason, new splice vault FER2AU will be

installed at Station 10+80, 85

Rt.  Both existing circuits (AER and FER) will be spliced

in this vault.  The new road crossing between FER2AU and FER3U will be constructed,

consisting of three 6

inch steel conduits, one each for the two existing circuits and one

spare.  The conductors for the new road crossing will be 4/0 CU bare along with a #500

CU tapeshield.  A new junction cabinet and vault FER3U will be installed at Station

10+45, 50

Lt.  Transformer FER3

1U will be relocated to Station 10+44, 60' Lt in order

to maintain service to load center A.

From Station 10+55 to 12+10 excavation for the retaining wall and pathway will require

relocation of existing direct buried 15 kV 1/0 CU tapeshield (FER circuit)  and #500 CU

tapeshield (AER circuit) cables.  New splice vault FER3AU will be installed at Station

12+80, 50

Lt to allow splicing of new cable to existing cable.  New cable and conduit will

be installed from FER3U to FER2AU for the new circuits.  The new conductors will be

in 6

inch steel conduits which will be installed at a depth below the proposed structural

section.  The FER circuit will consist of  4/0 CU tapeshield and 2/0 CU bare conductors.

The AER circuit will be replaced in kind.

MEA will complete construction between splice vaults FER2AU and FER3AU in 15

calendar days.

B.

At approximately Station 18+50, 40

Lt, junction box FER8U and transformer FER8

1U

are in conflict with the pathway, as is the cable from Station 17+60, 40

Lt to these

facilities.  The transformer will be removed because the load center served from it, is being

relocated.  The junction box will be relocated to Station 18+35, 45

Lt. and upgraded to

switch cabinet FER8U.  The existing cable is direct buried, 15 kV 1/0 CU tapeshield, and

in conflict with the proposed structural excavation.  It will be replaced with 4/0 CU

tapeshield circuit in a 4

inch HDPE conduit.  The new conduit between Centerfield Drive

and switch cabinet FER8U will be installed between the storm drain and the edge of the

public use easement.

Junction box FER9U at Station 21+02, 52

Lt is in conflict with pathway construction and

will be removed.  The existing direct buried 15 kV 1/0 tapeshield cable from FER8U,

through FER9U, to FER10U is in conflict with the pathway structural excavation.  It will

be upgraded to 4/0 CU tapeshield in a 4

inch HDPE conduit.  The conduit will be installed

at an offset of approximately 36' Lt and below the proposed structural excavation.

To reestablish the feed to Heritage Place, a new 1/0 AL cable will be installed that parallels

the new circuit run between FER8U and FER10U up to Heritage Place.  It will be spliced

to the existing direct buried 15kV 1/0 AL cable that runs to the west along the south side

of Heritage Place.  The new 1/0 AL cable will installed in a 2

inch HDPE conduit below

the depth of structural excavation.

Switch cabinet FER10U and transformer FER9

8U at Station 22+35, 40

Lt are in

conflict with the pathway and will be relocated to Station 22+35, 45

Lt and 55

Lt,

respectively.  The cable from FER8U to FER10U will be relocated as described above.

In addition, the existing 15 kV 1/0 AL tapeshield cable to FER9

8U from FER9

6U will

need to be spliced to a new 1/0 AL cable at a point near the intersection of Business

Boulevard and Heritage Place.  The new cable will be installed in a 2

inch HDPE conduit

outside of the structural section of the pathway.

MEA will complete construction between switch cabinets FER7U and FER10U in

15 calendar days.

C.

Because FER10U is being moved back away from the street, the existing direct buried 15

kV 1/0 CU tapeshield circuit crossing Business Boulevard to the Post Office will be too

short.  Additionally, the cable crossing to the Post Office at approximately Station 22+37

is within the structural excavation of the roadway.  They will be replaced, in kind, in a 4

inch HDPE conduit crossing Business Boulevard at approximately Station 22+40.  The

conduit will be installed below the proposed structural section of the roadway.  However,

in order to maintain service during this change, a temporary overhead 1/0 AL line must be

installed.

Switch cabinet FER11U is not in conflict, but the direct buried 15 kV 1/0 tapeshield cable

from FER10U is between Stations 22+35 and 22+85.  The same cable is located outside

of the Right

of

Way and is not within an easement between Stations 23+30 and 24+05

on Parcels 13 and 14.  A new 4/0 CU tapeshield circuit will be installed in a 4

inch HDPE

conduit between FER10U and FER11U.  The conduit will be installed approximately 36

Lt of centerline and below the proposed structural excavation.

Providing service to new load centers B and C will require installation of a new transformer

and service wire.  At Station 25+55, 40

Rt, new junction box FER1

5WU must be cut

into the existing direct buried 15 kV 1/0 tapeshield circuit and transformer FER1

5W

1U

at Station 25+60, 40

Rt will be tapped from it.

The existing direct buried 15 kV 1/0 tapeshield circuit crossing Business Boulevard at

Station 25+45 is in conflict with the proposed roadway excavation.  Because the cable is

being cut to install junction cabinet FER1

5WU and lowering the cable below the structural

excavation involves more than half of this run, new 1/0 CU tapeshield circuit will be

installed from FER11U to FER1

5WU.  The new cables will be pulled through a 4

inch

HDPE conduit that is below the proposed excavation.

MEA will complete construction between switch cabinet FER10U and transformer

FER11U in 14 calendar days.

D.

Except for between Stations 28+23 and 31+40 there are no conflicts between proposed

work and the existing 15 kV 1/0 tapeshield direct buried circuit between Regency Drive

and Walters Place.  Secondary pedestal S1 at Station 30+20, 27

Lt  is in conflict with the

proposed bus boarding pad.  MEA will replace the cable from FER11U to Station 28+23

with 4/0 CU tapeshield circuit in a 4

inch HDPE conduit.  These cables and conduit will

be continued to Walters Place.  Between FER11U and Walters Place, the conduit will be

offset left of the centerline approximately  55

.  Additional work between Regency Place

and Walters Place will include installing a switch cabinet and relocating transformer

FER12U from Station 29+25, 30

Lt to 29+30, 55

Lt.  Secondary pedestal S1 at Station

30+20, 27

Lt will be retired.

New 4/0 CU tapeshield and 2/0 CU bare cables will be installed in a 4

inch HDPE

conduit from Walters Place to switch cabinet FER13U.

MEA will complete construction between transformer FER11U and switch cabinet

FER13U in 10 calendar days.

E.

The existing direct buried 15 kV 1/0 tapeshield circuit from Walters Place to Station

34+00 is in conflict with the pathway excavation and junction box FER14U and

transformer FER14

1U are in conflict with the pathway.  The junction box and transformer

will be relocated from approximately Station 33+90, 30

Lt to Station 33+90, 40

Lt.

Junction box FER14U will be upgraded to a switch cabinet.  The existing cable will be

replaced by 4/0 CU tapeshield circuit in a 4

inch HDPE conduit, offset approximately 43

Lt of centerline.  At Station 32+90, 30

Lt a secondary pedestal is in conflict with the

pathway and will be removed.

Direct buried 15kV 1/0 tapeshield circuit of FER circuit from FER14U, crosses Business

Boulevard at 34+75  to facilities to the east, behind Garcia

s restaurant.  This existing cable

will be too short to reach the new location of switch cabinet FER14U.  Splice vault FER1

4N

7U will be installed at Station 34+75, 55

Rt. with new 1/0 CU tapeshield and #2 CU

bare cables in a 4

inch HDPE conduit between FER14U and FER1

4N

7U.  The new

crossing will be below the proposed depth of excavation.

Between Stations 33+90 and 37+80 the existing direct buried 15 kV 1/0 tapeshield circuit

conflicts with the pathway excavation.  This cable will need to be replaced between

transformers FER14

1U and FER16U.  It will be replaced by 4/0 CU tapeshield circuit

in a 4

inch HDPE conduit.  The new conduit will be installed beneath the pathway

excavation at an offset of approximately 40

Lt of centerline.

MEA will complete the work between switch cabinet FER13U and transformer FER16U

in 14 calendar days.

F.

Transformer FER16U will be relocated from Station 37+82, 36' Lt to Station 37+82, 44'

Lt.

To serve new load centers D and E, new junction box FER17U and new transformer

FER17

1U will be installed near the load center at approximately Station 40+30, 50 Lt.

The existing 15 kV 4/0 tapeshield circuit between FER16U and FER17U will be replaced

with 4/0 CU tapeshield and 2/0 CU circuit in a 4

inch HDPE conduit.  The conduit will be

located at an offset of approximately 38

Lt of centerline.

Junction box FER1

8NU on Regency Drive will be upgraded to a switch cabinet.  In

addition, new 4/0 CU tapeshield circuit will be installed in a 4

inch HDPE conduit between

FER17U and FER1

8NU to replace the existing direct buried 15 kV 1/0 tapeshield

circuit.  The conduit will be offset approximately 28

Lt of the centerline of Regency Drive.

MEA will complete the work between transformer FER16U and switch cabinet FER1

8NU in 18 calendar days.

G.

Junction cabinet FER1

7NU at Station 42+85, 35 Lt is in conflict with the pathway and

will be relocated to Station 42+85, 40 Lt.  The existing direct buried 15 kV 1/0 tapeshield

circuit between FER1

8NU and FER1

7NU will be replaced with a new 4/0 CU

tapeshield circuit installed in a 4

inch HDPE conduit.  The conduit will be offset between

approximately 35

and 40

Lt of centerline.

MEA will retire the existing direct buried 15 kV 1/0 tapeshield circuit between junction

cabinet FER1

7NU and transformer FER1

6NU and replace it with 4/0 CU tapeshield

circuit installed in a 4

inch HDPE conduit.  Between

FER1

7NU and Station 44+40, the new conduit will be offset approximately 35

to 40

Lt of centerline.

The lid of vault FER1

4AU, at Station 48+42, 37 Lt, will be too high and thus conflicts

with the finished elevation of the proposed pathway.  The walls of the vault will be saw cut

sufficiently to bring the lid elevation down to the finished sidewalk elevation.

The crossing at approximately Station 48+60 conflicts with pathway and sidewalk

excavation on both sides of Business Boulevard.  The existing cable is believed to be in a

steel conduit and relocating this run is expected to be very difficult and costly.  Because the

amount of conduit exposed on either side of the street is limited, the Contractor will be

required to work around the conduit in these areas.

MEA will complete construction between switch cabinet FER8

1NU and vault FER1

4AU in 13 calendar days.

2

.

Matanuska

Telephone Association

A.

At Station 10+58, MTA has an existing direct buried

BFC

100

24 cable that runs parallel

to the Old Glenn Highway.  This cable will not be affected by the project.  However, MTA

will install 110 feet of 4

inch PVC conduit under Business Boulevard next to this cable for

future use in a joint use trench with MEA. MEA will be responsible for replacing all fill and

any temporary pavement.

Station 10+50 to Station 12+75 Lt.  MTA has no facilities in this location, but plans on

installing a 4

inch PVC conduit for future use in a joint trench with MEA.  All new facilities

along this segment will be installed 12 inches below the proposed depth of excavation of

the retaining walls.

MTA will complete the above work in 11 calendar days.  This work will be constructed

in conjunction with MEA.

B.

The existing

BFC

200

24 cable between the pedestals at Stations 16+70 and 17+65 is

in conflict with the proposed structural section on both sides of Centerfield Drive.  This

cable can be abandoned in place after verification that it is not in service.

Between Stations 17+47 and 22+40 Lt, MTA

s existing

BFC

400

24 cable that runs

parallel with the centerline of Business Boulevard, approximately 30 to 38 feet left of the

centerline is in conflict with the structural section of the pathway and roadway and will be

relocated.  In addition, pedestals at Stations 17+65, 39

Lt; 18+50, 40

Lt; 21+03, 60

Lt; and 22+40, 36

Lt are in conflict with the proposed pathway or slope limits and will

be replaced with new pedestals outside the limits of construction.  Additionally, between

Stations 17+65, Lt and 19+20, Lt there is a

BFC

50

19 cable that runs parallel with the

centerline of Business Boulevard, with the

BFC

400

24 cable, that is within the structural

section of the pathway.  The 50 pair cable will be transferred to the proposed 400 pair

cable (see below) and the 50 pair cable will be abandoned.

A new direct buried

BFC

400

24 cable will be spliced to an existing

BFC

400

24 cable

near the intersection of Business Boulevard and Centerfield Drive and run into new

pedestal SL6470 at Station 17+45, 50

Lt.  Between pedestals SL6470 and SL6171, at

Station 19+20, 48

Lt, a

BFC

400

24T cable will be direct buried along with a 4

inch

spare PVC conduit approximately 36

Lt of centerline.  The new cable and conduit will be

installed below the proposed structural section.  At Station 19+20, 47

Lt, an existing

BFC

50

24 feed will be spliced to a new direct buried

BFC

50

24T and run into new pedestal

SL6171.

New pedestal SL5974 will be installed at approximately Station 21+03, 70

Lt.  Between

pedestals SL6171 and SL5974, a

BFC

400

24T cable will be direct buried along with a

4

inch spare PVC conduit approximately 36

Lt of centerline.  The new cable and conduit

will be installed below the proposed structural section.  At approximately Station 21+10,

90

Lt, the existing

BFC

24

25 cable feed along the south side of Heritage Place will be

spliced to a new

BFC

24

25T cable and extended to new pedestal SL5974.

New pedestal SL5975 will be installed at approximately Station 21+48, 70

Lt.  A new

direct buried

BFC

400

24T cable and 4

inch spare PVC conduit will be installed between

pedestals SL5974 and SL5975.  The crossing of Heritage Place will be approximately 70

Lt of the Business Boulevard centerline.  At approximately Station 21+50, 85

Lt, the

existing

BFC

200

24 cable feed along the north side of Heritage Place will be spliced to

a new

BFC

200

24T direct buried cable and extended to new pedestal SL5975.

New pedestal SL5976 will be installed at approximately Station 22+50, 43

Lt.  Between

pedestals SL5975 and SL5976, a new direct buried

BFC

400

24T cable and a 4

inch

spare PVC conduit will be installed between approximately 36

Lt of centerline.  The new

cable and conduit will be installed below the proposed structural section.  At

approximately Station 22+38, 50

Lt, the existing

BFC

50

24 cable will be spliced to a

new direct buried

BFC

50

24T cable and extended to new pedestal SL5976.  New

pedestal SL5978 will be installed at approximately Station 23+45, 43

Lt.  A 4

inch spare

PVC conduit will be installed between pedestals SL5976 and SL5978 below the

proposed structural section at an offset of approximately 36

Lt of centerline.

The existing

BFC

25

24 cable that crosses Business Boulevard at Station 22+40 is in

conflict with the proposed roadway structural section.  A new direct buried

BFC

25

24T

cable will be spliced to the existing at approximately Station 22+40, 29

Rt and extended

to new pedestal SL5976.  The new cable will be installed below the proposed structural

section of the roadway and it will be encased in a 4

inch PVC conduit for the segment that

is directly beneath the roadway.

MTA will require 36 calendar days to complete the work described above.  This work will

be constructed in conjunction with MEA and GCI.

C.

Between Stations 25+40 and 31+30, 29

Rt, the existing

BFC

400

24 cable is in conflict

with the structural section.  In addition, pedestals at Stations 27+75, 30 Rt and 29+47, 29

Rt are in conflict with the slope limits of the sidewalk.  MTA will lower the existing cables

in place such that they are located outside of the proposed structural section.  Both

pedestals will be removed and the cable will be spliced at depths below the structural

section.

MTA will require 7 calendar days to complete this work.  It will be done prior to the

contractor beginning excavation for the structural section in this segment.

D.

At approximately Station 31+35, 27

Lt, the existing

BFC

400

24 cable is in conflict with

the structural section as it where it crosses from the roadway to utility easement.  Because

the crossing is so short, approximately 14

, it will be required that the contractor work

around the telephone line at this location.  At approximately Station 31+58, 35

Lt a

pedestal is located at the edge of a cut.  The contractor shall work around the pedestal at

this location.

Between approximately Stations 33+90 and 37+70, 37

Lt, the existing

BFC

600

24

cable is in conflict with the proposed structural section.  The cable will be lowered, in

place, below the structural section.  MTA will lower, cut, and add in

line splices to the

cable between pedestal SM6512 at Station 33+78, 35

Lt and pedestal SM7022 at

Station 40+15, 39

Lt.

Between approximately Stations 34+90 and 35+90, 37

Lt, the existing

BFC

200

24 cable

is in conflict with the proposed structural section.  The cable will be lowered in place,

between pedestal SM6512 and Station 35+90 where it crosses Business Boulevard,

below the structural section, it shall remain in service.

Between Stations 42+90 and 43+70, Lt the existing

UF

200

24 cable is near the edge of

the structural section and may be in conflict.  It will be required that the contractor work

around the cable should it be in conflict.

MTA will require 12 calendar days to complete the work between Stations 33+78 and

40+15.  This work will be constructed in conjunction with MEA and GCI.

E.

Between Stations 44+85 and 46+20 Lt, the existing

UF

200

24 cable is in conflict with

the retaining wall.  This cable may be abandoned in place as the properties the line feeds

will be fed by new lines being installed as part of the new conduit system

MTA will be

installing, Work Order # 004694002.  At Station 48+50, 58

Lt, a pedestal is in conflict

with the proposed slope limits.  This pedestal will no longer be needed once the conduit

system previously noted is installed and may therefore be removed.

F.

In addition to the relocate work described above, which is necessary due to existing utility

facilities being impacted by this project, a new duct system will be constructed.  Within the

Business Boulevard Pedestrian Improvements project limits, the duct system consists of

5 utility manholes connected by conduit.  All manholes have already been installed.  It is

planned for the ducts to be installed during this job by the Department

s Contractor, but,

conditions may require installation by a MTA Contractor instead.  Should MTA

s

Contractor install the ducts, detailed coordination between the Contractor and MTA will

be required.

G.

1.

The Department

s Contractor will be responsible for complete construction if the

duct system is part of the awarded work.

2.

If MTA has another contractor construct the duct system, the following shall apply:

Prior to construction, it will be necessary for the Contractor to contact Jim Gage,

OSP

Supervisor, at (907) 761

2544, and allow MTA the opportunity to install

their conduit prior to the Contractor completing construction of the structural

section.  The Contractor shall contact MTA 24 hours prior to the completion of

the segment they are excavating, 48 hours on weekends, to allow MTA

s

contractor time to mobilize equipment necessary to install conduit.  The following

is the amount of time MTA has estimated it will take to construct each segment of

their work.

Segment

Beginning

Station

Ending Station

Time to Complete

(calendar days)

1

17+40

19+00

10

2

19+00

26+25

12

3

26+25

33+00

10

4

33+00

39+00

9

5

39+00

43+50

8

6

43+50

44+40

4

The segments indicated above are from manhole to manhole.  The Contractor will

not be required to work within these segments specifically and will be allowed to

overlap the segments as is most convenient for construction.  MTA will need to

work within segments as defined by the Contractor.  This may require that the

times noted in the segment table above be adjusted based on the work segments

used by the Contractor.  The total time necessary for MTA to complete all of their

work should still total 53 calendar days.

Once MTA has completed their work for each segment, they are to contact the

Contractors project manager to notify the Contractor that they may complete

construction of the structural section.  MTA shall notify the Contractor 24 hours

prior to completion of their work, 48 hours on weekends, to allow the Contractor

adequate time to mobilize.

All manholes previously installed by MTA

s contractor have had steel slugs

installed over their lids.  Prior to the Contractor installing the side walk, they shall

call Jim Gage at the number provided above to coordinate installing and setting the

manhole lids to final grade.  The Contractor shall call MTA 24 hours in advance

of beginning sidewalk construction, 48 hours on weekends.

3

.

Enstar

Natural Gas Company

A.

Station 10+20 to 16+75 Lt, a two

inch plastic distribution line is in conflict with the

proposed road improvements

and needs to be relocated

.

It will be required that the

contractor work around this line.

Between Stations 10+20 and 14+80 the line will be

relocated under the pathway, approximately 35

left of centerline, at a depth below the

structural section of the pathway and retaining wall.  Between Stations 10+60 and 11+50,

the new 2" plastic gas line bill be encased within a 4 inch steel casing.  Between Stations

14+80 and 16+75, Lt, the line will be relocated within the existing utility easement behind

the proposed pathway, approximately 47' left of centerline.

Enstar

will complete this work

in 4 calendar days.

B.

Between Stations 16+75 to 18+35, Lt,

Enstar

has no facilities.  They will construct a tie

between their facility termini at these two points to complete a loop in their system.  The

line will be offset approximately 47.5' left of centerline.

Enstar

will complete this work in

2 calendar days.

C.

Between Station 18+35 to 24+80, Lt, a two

inch plastic distribution line is in conflict with

the proposed pathway excavation

and needs to be relocated

.

It will be required that the

contractor work around this line.

Between Stations 18+35 and 19+25, the line will be

relocated behind the pathway, approximately 47.5

left of centerline.  Between Stations

19+25 and 24+20, the line will be relocated to a depth below the structural excavation,

approximately 38' left of centerline.  Between Stations 24+20 and 24+80, the line will be

relocated to a depth below the structural excavation with a varying offset, left of centerline.

Ties to existing mains need to be reconnected at Stations 18+90, Lt; 21+15, Lt; 22+35,

Lt; 22+40 Lt; 24+70, Lt; and 25+00, Lt.  The relocated line will reconnect to a 3

inch

plastic line at Station 25+30, Lt.

Enstar

will complete this work in 4 calendar days.

D.

Between Stations 24+80 and 31+60, a 3

inch plastic distribution line is in conflict with the

proposed construction.

The line will be relocated behind the pathway, approximately 2

feet inside the new public use easement

.

It will be required that the contractor work

around this line.

At Station 31+05 a 2

inch plastic crossing is also in conflict with the

proposed construction.

It will be required that the contractor work around this line.

The existing line will be abandoned and a new crossing will be constructed at Station

30+80 at a depth of 5 feet.

Enstar

shall complete this work in 4 calendar days.

E.

Between Stations 31+60 and 47+10, Lt, a three

inch plastic distribution line is in conflict

with the structural section of the proposed pathway.

The line will be lowered in place to

a depth below the limits of excavation prior to construction

.

It will be required that the

contractor work around this line.

An existing crossing at

At

Station 38+00

a  crossing

is also in conflict with the proposed construction

.  It will be required that the

contractor work around this line.

will be reconstructed at Station 38+05 at a 6 foot

depth of bury.

Enstar

shall complete this work in 12 calendar days.

F.

Station 47+10 to 48+50 Lt, a 3

inch plastic distribution line is in conflict with a new

retaining wall.

and needs to be relocated.

Enstar

will abandon as much as possible,

the existing gas line in place for the retaining wall excavation.

The line will be

relocated

When the retaining wall backfill has reached an elevation 24 to 48 inches

below finished grade, the contractor will allow

Enstar

to place a new 3

inch

distribution line

behind the new retaining wall in a 6" steel casing in the same excavation

as the retaining wall.  This work will need to be done after the contractor has completed

excavation to the bottom of the excavation limits and removed the existing retaining wall.

The contractor will coordinate with

Enstar

to provide access to tie in the main line.

The contractor will allow 48 hours

hours

for abandoning pipe and 48 hours for the

tie ins at each location.

Enstar

shall complete this work in 3 calendar days.

The

Contractor shall give

Enstar

24 hours

notice prior to completing excavation and demolition

work in this segment, 48 hours on weekends.

When working near

Enstar

facilities, the contractor shall adhere to requirements

set forth in

Safety Requirements For Excavation Adjacent to Natural Gas

Pipelines

and

Geotech

Fabric and Insulation Board Installation Methods Near

Gas Lines

attached to these specifications as Appendix E.

Enstar

will perform a cathodic protection area survey after all underground work

has been completed and before paving.  The contractor shall, in writing, give the

utility three (3) working days notice to proceed and shall allow one (1) day for the

necessary surveys to be performed.  Should the survey detect a ground fault, the

contractor shall allow the utility the necessary time to repair the fault.

Enstar

s natural gas pipelines must be continuously supported during excavation

and backfill.  Extreme caution must be exercised during excavation and backfill

operations to prevent damage to the pipe and pipe coating.

During excavation, plastic pipelines may be exposed for short durations only.

Enstar

s plastic pipelines must be covered during any construction delay.

4

.

GCI Cable, Inc.

A.

At Station 21+55, 38

Lt, an existing pedestal is in conflict with the proposed pathway

and must be relocated.  It will be replaced with a new pedestal at Station 21+51, 54

Lt.  This will require replacing the direct buried .875 trunk cable and .500 distribution

cable between the new pedestal and the existing pedestal at Heritage Court, station and

offset unknown.  A 4

conduit will be installed between the pedestal at Heritage Court

and the new pedestal at Station 21+51 Lt.  A new .875 trunk cable will be pulled

through the conduit and the existing .500 cable will be spliced at the new pedestal

location.  GCI shall complete this work in 2 calendar days after MEA has completed

trenching and backfilling this section.

B.

At Station 22+41, 36

Lt, an existing pedestal is in conflict with the proposed pathway

and must be relocated.  In addition, the existing direct buried .875 trunk cable and .500

distribution cable between Stations 21+55, Lt, and 22+41, Lt, are in conflict with the

proposed structural section and must be relocated.  A new pedestal will be installed at

Station 22+39, 42

Lt.  The cables will be relocated in conduit at an approximate offset

of 35

left of centerline, below the structural section of the pathway.  In addition, a 2

and a 4

conduit will be installed between the new pedestals at Stations 21+51, Lt, and

22+41, Lt, below the structural section.  The .875 trunk cable will be pulled through the

4

conduit and the .500 distribution cable will be pulled through the 2

conduit.  GCI

shall complete this work in conjunction with MEA and MTA, they shall require 2

additional calendar days after MEA has completed trenching and backfilling this

segment.

C.

Between Stations 22+41, Lt, to 24+82, Lt, the existing direct buried .875 trunk cable

and .500 distribution cable are in conflict with the proposed structural section and need

to be relocated. In addition, the existing pedestal at Station 24+82, 54

Lt, is in conflict

with pathway construction limits and needs to be relocated.  A new pedestal will be

installed at Station 24+94, 51

Lt.  A 2

and a 4

conduit will be installed between the

new pedestals at Station 22+39, Lt, and 24+94, Lt, approximately 35

left of

centerline, below the structural section of the pathway.  A .875 trunk cable will be

pulled through the 4

conduit and a .500 distribution cable will be pulled through the 2

conduit.  The new cables will be spliced to the existing cables, from the north, at the

new pedestal.  GCI shall complete this work in conjunction with MEA and MTA, they

shall require 3 additional calendar days after MEA has completed trenching and

backfilling this segment.

D.

Between Station 25+21, Lt, and 25+38, Lt, the existing direct buried .875 trunk cable

and two .500 distribution cables are in conflict with the proposed pathway excavation.

Because the segment that will be in conflict is relatively short, the Contractor shall work

around the cable is this segment.

Between Stations 28+20, Lt, and 31+51, Lt, the existing direct buried .875 trunk cable

and two .500 distribution cables are in conflict with the proposed pathway structural

section and need to be relocated.  There are pedestals at Stations 30+54, 25

Lt, and

31+51, 35

Lt, that are in conflict with the pathway, the former will be retired; the

latter, relocated.  At Station 28+20, Lt, the existing cables will be spliced to new cables

that extend to the existing pedestal at Station 29+20, 35

Lt.  Between the splice at

Station 28+20 and the pedestal at Station 29+20, the .875 trunk cable will be in a 4

conduit and the two .500 distribution cables in two 2

conduits.  Between the existing

pedestal at Station 29+20 and the new pedestal at Station 31+51, the .875 trunk cable

and two .500 distribution cables will be contained within the previously noted 2

and 4

conduits.  The new conduits will vary in offset between approximately 35

and 42

Lt of

centerline. GCI shall complete this work in conjunction with MEA and MTA, they shall

require 2 additional calendar days after MEA has completed trenching and backfilling

this segment.

E.

Between Stations 31+51, Lt, and 38+03, Lt, the existing direct buried .875 trunk cable

is in conflict with the proposed pathway structural section and needs to be relocated.

At Station 38+03, 27

Lt, an existing pedestal is in conflict with the pathway needs to

be relocated.  A new pedestal will be installed at Station 38+02, 39

Lt.  Due to the

length of the new run between Stations 31+51, Lt, and 38+03, Lt, an additional

pedestal will be installed at Station 33+98, 39

Lt, for purposes of pulling cable.  A 4

conduit will be installed between the pedestals at Stations 31+51 Lt, 33+98 Lt, and

38+02 Lt, located outside of the new pathway with the offset varying between 42

Lt

and 39

Lt of centerline.  A .875 trunk cable will be pulled through the new conduit run.

GCI shall complete this work in conjunction with MEA and MTA, they shall require 2

additional calendar days after MEA has completed trenching and backfilling this

segment.

F.

Between Stations 38+03, Lt, and 41+14, Lt, the existing .875 trunk cable and .500

distribution cable are in conflict with the proposed pathway structural section and need

to be relocated.  The existing pedestal at Station 41+14, 46

Lt, will be relocated to

Station 41+14, 43

Lt.  A 2

and a 4

conduit will be installed between the new

pedestals at Stations 38+02 and 41+14.  A .875 trunk cable will be pulled through the

4

conduit and a .500 distribution cable will be pulled through the 2

conduit.  GCI shall

complete this work in conjunction with MEA and MTA, they shall require 3 additional

calendar days after MEA has completed trenching and backfilling this segment.

G.

Between Stations 41+14, Lt, and 43+29, Lt, the existing .875 trunk cable is in conflict

with the proposed pathway structural section and needs to be relocated. A new

pedestal will be installed at Station 43+24, 42

Lt.  A 4

conduit will be installed

between the new pedestals at Stations 41+14 and 43+24.  A .875 trunk cable will be

pulled through the 4

conduit.  At Station 44+23, 39

Lt, the existing cable will be

spliced to the new cable.  GCI shall complete this work in conjunction with MEA and

MTA, they shall require 2 additional calendar days after MEA has completed trenching

and backfilling this segment.

5

.

Anchorage Water and Wastewater Utility

A.

Anchorage Water and Wastewater Utility (

AWWU

) will not relocate any facilities.

Work on existing facilities by the Department

s Contractor that will require

coordination with

AWWU

include the relocation of four fire hydrants, the removal and

installation of a fire hydrant, and the vertical adjustment of 12 sanitary sewer manholes,

42 valve boxes and 1 sanitary sewer

cleanout

as listed below.

AWWU

shall be

provided seven days notice to adjust fire hydrant elevations prior to backfilling and

prior to installation of the new fire hydrants.

Fire Hydrant Relocations

Facility

Station

Offset

Sheet

Water

14+82

41' Lt.

F1

Water

17+58

43' Lt.

F2

Water

40+28

35' Lt.

F7

Water

48+31

41' Lt.

F8

Fire Hydrant Installation

Facility

Station

Offset

Sheet

Water

25+40

62.5' Rt.

F4

Fire Hydrant Removal

Facility

Station

Offset

Sheet

Water

25+27

Rt.

F4

Adjustment of Valve Box

Facility

Station

Offset

Sheet

Water

17+07

Lt.

F2

Water

17+08

Lt.

F2

Water

17+58

Lt.

F2

Water

19+52

Lt.

F2

Water

21+46

Lt.

F3

Water

21+72

Lt.

F3

Water

22+41

Lt.

F3

Water

23+08

Lt.

F3

Water

24+63

Lt.

F3

Water

24+65

Lt.

F3

Water

24+70

Lt.

F3

Water

24+89

Lt.

F3

Water

25+06

Rt.

F4

Water

29+34

Rt.

F4

Water

29+41

Lt.

F4

Water

31+00

Rt.

F5

Water

33+05

Lt.

F5

Water

34+49

Lt.

F5

Water

34+67

Rt.

F5

Water

34+69

Rt.

F5

Water

34+88

Rt.

F5

Water

35+45

Rt.

F6

Water

35+64

Rt.

F6

Water

36+55

Lt.

F6

Water

36+58

Rt.

F6

Water

37+55

Rt.

F6

Water

37+63

Rt.

F6

Water

38+16

Rt.

F6

Water

38+52

Rt.

F6

Water

39+43

Rt.

F6

Water

40+28

Rt.

F7

Water

40+82

Rt.

F7

Water

40+85

Rt.

F7

Water

41+45

Rt.

F7

Water

42+87

Rt.

F7

Water

43+66

Rt.

F7

Water

43+92

Rt.

F7

Water

47+01

Rt.

F8

Water

47+44

Rt.

F8

Water

48+31

Rt.

F8

Water

48+32

Rt.

F8

Water

67+23

Rt.

F9

Adjust Sanitary Sewer

Cleanout

Facility

Station

Offset

Sheet

Sanitary Sewer

11+90

33.5' Lt.

F1

Adjust Existing Manhole

Facility

Station

Offset

Sheet

Sanitary Sewer

18+83.2

11.1' Rt.

F2

Sanitary Sewer

24+37.1

49.4' Lt.

F3

Sanitary Sewer

30+85.3

10.3' Lt.

F5

Sanitary Sewer

31+00.5

27.5' Rt.

F5

Sanitary Sewer

34+12.7

10.5' Lt.

F5

Sanitary Sewer

37+82.4

10.7' Lt.

F6

Sanitary Sewer

40+64.3

10.8' Lt.

F7

Sanitary Sewer

41+60.6

20.7' Lt.

F7

Sanitary Sewer

43+43.6

19.7' Lt.

F7

Sanitary Sewer

45+75.6

19.7' Lt.

F8

Sanitary Sewer

47+25.2

19.3' Lt.

F8

Sanitary Sewer

67+44.9

15.7' Lt.

F9

(10/27/98)

R3

Standard Modifications

105-1.12 LOAD RESTRICTIONS.

Delete this subsection in its entirety and substitute the following

:

The Contractor shall comply with all legal size and weight regulations of 17

AAC

25 and all restrictions

in the

Administrative Permit Manual

.

The Engineer may waive the permit requirements of regulation 17

AAC

25 regarding oversize and

overweight vehicle movements within the project limits when the Contractor submits an acceptable

Traffic Control Plan, in accordance with Subsection 643-1.02.

Permits may be obtained from the Department

s Division of Measurement Standards & Commercial

Vehicle Enforcement for movements of oversize and overweight equipment outside of the project limits.

(2/18/99)

R235

Special Provisions

105-1.13  MAINTENANCE DURING CONSTRUCTION.

Delete the first paragraph and

substitute the following

: The Contractor shall maintain the work, and those portions of the project

affected by the work, from the date physical construction begins until project completion. This

maintenance shall be a continual and effective effort prosecuted day by day, with adequate equipment

and forces to the end that the work, and those portions of the project affected by the work, are kept

in

satisfactory condition at all times.

The Contractor may be relieved of specified portions of this maintenance responsibility during a

seasonal suspension of work (Subsection 643-3.07), following partial acceptance (Subsection

105-1.14), or following substantial completion (Subsection 108-1.07). The Department will be

responsible for routine snow removal and ice control on only those portions of the project which are

open for public use.  (2/18/99)

R236

Add the following

:  During the construction season and prior to winter shutdowns, the Contractor shall

inspect and clean all storm drain sumps and petroleum separator manholes.  This inspection and

maintenance of the storm drain system will not be paid for directly but will be subsidiary to work pai

d

for under Sections 603 and 604.  (7/24/91)

R4

105-1.15 PROJECT COMPLETION.

Delete the last paragraph and substitute the following

: When

all physical work and cleanup provided for under the contract is found to be complete,

except for work specified under Subsection 618-3.04, Maintenance of Seeded Areas;  Subsection

621-3.04, Period of Establishment; Subsection 641-1.04, Storm Water Pollution Prevention Plan and

Subsection 641-3.01, Construction Requirements,  a letter of project completion will be issued by the

Engineer. Project completion will relieve the Contractor from further maintenance responsibilities,

except under Subsections 618-3.0, 621-3.04, 641-1.04 and 641-3.01, and will stop the count of

contract time but will not relieve him of any other obligations under the Contract. (7/30/99)

R237

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES.

Add the following to the fifth

paragraph

:

6

.

A statement certifying that the claim is made in good faith, that the supporting cost and pricing

data are accurate and complete to the best of the Contractor's knowledge and belief, and that

the amount requested accurately reflects the contract adjustment for which the Contractor

believes the Department is liable. (7/2/93)

M8

Replace the first sentence of the eighth paragraph with the following

: If the claim is not resolved by

agreement within 30 days of its receipt, the Engineer will issue a written decision to the Contractor.

(7/2/93)

S71

Delete the ninth paragraph and substitute the following

: Any appeal must be in writing, must be limited

to the issues that were before the Engineer, and must list the specific exceptions to the Engineer's

decision including specific provisions of the Contract which the Contractor intends to rely upon in hi

s

appeal. (7/30/99)

R237

Add the following

:

Legal actions shall be commenced through the Superior Court, Alaska State Courts,

Third Judicial District, in Anchorage. (8/5/93)

R93

SECTION 106

CONTROL OF MATERIAL

Special Provision

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.

Add the following

:

Buy America Provision.

The Contractor shall comply with the requirements of 23 CFR 635.410, Buy

America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior

to award of the contract.

All steel and iron products which are incorporated into the work, shall be manufactured in the United

States except that minor amounts of steel and iron products of foreign manufacture may be used,

provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total

contract amount, or $2500, whichever is greater. For the purposes of this paragraph, the cost is the

value of the products as they are delivered to the project including freight.

"Manufactured in the United States" means that all manufacturing processes starting with the initial

mixing and melting through the final shaping, welding, and coating processes must be undertaken in the

United States. The definition of "manufacturing process" is smelting or any subsequent process that

alters the material's physical form, shape or chemical composition. These processes include rolling,

extruding, machining, bending, grinding, drilling, etc. The application of coatings, such as epoxy coa

ting,

galvanizing, painting or any other coating that protects or enhances the value of steel or iron materi

als

shall also be considered a manufacturing process subject to the "Buy America Requirements."

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and

reduced iron ore. It also does not apply to temporary steel items (e.g., temporary sheet piling,

temporary bridges, steel scaffolding, and falsework). Further, it does not apply to materials which

remain in place at the Contractor's convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America

requirement. There is a specific exemption within NAFTA (article 1001) for grant programs such as the

Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where

non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet

), the

steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that all manufacturing processes for

each covered product comply with this provision. Non-conforming products shall be replaced at no

expense to the State. Failure to comply may also subject the Contractor to default and/or debarment.

False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and

1020.

(08/31/99)

S 13

106-1.02  LOCAL MATERIAL SOURCES.

Under item 1. General, add the following to the first

paragraph:

If blend material is required to produce the specified product, it will be considered a

subsidiary obligation and no separate payment will be made.  (2/7/89)

S32

Add  the following

:  Prior to placing or removing any material in/from a location that is outside the

project limits, the Contractor shall obtain a written statement from the State Historic Preservation

Officer that material placement/extraction is not expected to impact any cultural resources.  A copy o

f

this statement shall be provided to the Engineer.  The State Historic Preservation Officer is with the

Department of Natural Resources in Anchorage, and may be contacted at (907) 269

8715.  Should

cultural resources be discovered during material testing or extraction activities, work at that site s

hall be

stopped and the Engineer notified.  (5/24/96)

R5

Add the following after the first paragraph

:

The Contractor shall provide process control for reasonable

assurance, that all materials submitted for acceptance conform to the contract specifications. Samplin

g

and testing of all materials for process control, including screening, crushing, blending, stockpiling

of

aggregates, production and laydown of aggregate courses or mixtures, asphalt concrete mixtures, and

monitoring of compaction, is the responsibility of the Contractor. Process control tests shall be made

in

accordance with the applicable test methods specified in the contract.

A process control plan shall be submitted at the pre

construction conference. The process control plan

shall include, for each item being produced, the methods to be used for sampling and testing, the

proposed testing frequency, personnel qualifications, and equipment descriptions.  Process control wil

l

not be measured for payment but will be subsidiary to the applicable items being processed.  The

Department has the exclusive right and responsibility for determining the acceptability of the

construction and all incorporated materials. Acceptance testing by the Department is not to be

considered as a replacement for process control testing by the Contractor. When the Contractor is not

providing adequate process control testing, the Engineer may refuse to retest materials which have bee

n

shown to be unacceptable by standard acceptance testing procedures. (2/14/95)

R201

Add the following after the first paragraph

:

The Contractor is responsible for the sampling and testing of

materials for process quality control, including screening, crushing, blending, and stockpiling of

aggregates, production and laydown of aggregate courses or aggregate mixtures, and monitoring of

compaction. Process control tests shall be documented and shall be available for review by the

Engineer.

The Contractor is not required to provide a separate field laboratory for process control testing. The

Contractor may obtain the services of a qualified private laboratory for his process control testing o

r

use the test results from commercial plant process control testing, if available.

A Crushing Control Plan shall be submitted at least 15 working days prior to the beginning of crushing

operations. The plan shall include a proposed testing frequency for aggregate gradation and a

description of the process control testing location, staffing, and equipment. Abbreviated testing for

process control of gradation shall be in accordance with Alaska Standard Practice SP

9. Such

sampling and testing will be coordinated with the Department and split samples are to be provided to

the Department. (2/1/94)

S74C

Delete numbered item 3. in its entirety and substitute the following

:

3

.

State Owned Sources

. Existing drill logs, test results, and other data will be made available to

bidders. Bidders have the right to further explore, at no cost to the State.

For sources under State control, submit a detailed mining plan to the Engineer for approval

prior to any excavation. Include a plan view and cross-sectional view of the site, applicable

boundaries or property lines, the areas and depths to be developed, access roads, locations of

stripping, sorting, and waste piles, crushing and plant sites, stockpile sites, drainage features,

and erosion and pollution control features.

Do not remove any material of any kind or quality other than that required for use on the

project, from any material source under State control.

Sources under State control from which materials have been removed shall, upon completion of

the work, be finished and graded to a neat, acceptable condition. Grade so that water will not

collect or stand therein, and water pollution will not result in the event of possible erosive action

within the pit. Draining of material sources dewatered by pumping or used as bail sites will not

be required.

a.

Designated Sources

. The Department has acquired and made available to the

Contractor the right to take materials from sources designated in the Contract

together with the right to use designated sources for plant sites, stockpiles, and

haul roads.

It is understood that it is not feasible to ascertain from samples the limits for an

entire deposit, and that variations shall be considered normal and are to be

expected.

The Engineer may order procurement of material from any portion of the

deposit and may reject portions of the deposit as unacceptable. All material

required may not be procurable from any one designated source.

If the Contractor chooses to furnish material from designated sources, and it is

subsequently found that the quality and quantity of material producible from

these sources is not as represented by the materials report and a change of

sources is necessary for that reason, an equitable adjustment will be made.

If the Contractor chooses for some other reason to change between or among

designated sources, the change in these sources shall not be considered to

involve or constitute reason for an increase or decrease in the amount due the

Contractor or any adjustment thereof, save the payment for actual quantities

produced and accepted from one or several designated sources at the original

contract prices for the pay items involved.

b.

Available Sources

. The Department may list other material sources that are

available for use for the project by the Contractor. The Department makes no

representation as to the quality or quantity of material from these sources.

c.

Other Sources Under State Control

. There may be other material sources

under State control in the vicinity of the project that are not listed in the contract

documents. If the Contractor desires to use material from these sources, the

Department may, at its option, acquire or make available to the Contractor the

right to take material from them. These sources will be added to the Contract

by Change Order, but only when there is a demonstrated benefit to the State.

The Department makes no representation as to the quality or quantity of

material from these sources. Obtain acceptable samples from locations

designated within the source.

(2/18/99)

R238

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY

TO PUBLIC

107-1.02 PERMITS, LICENSES AND TAXES.

Add the following

: Prior to removing, stockpiling,

staging or disposing of any material or equipment in, on or from a location not previously permitted b

y the

contract, the Contractor shall obtain all necessary permits and clearances required. These permits and

clearances may include, but are not limited to, State Historic Preservation Office clearance, a Divisi

on of

Governmental Coordination Coastal Consistency Determination, Alaska Department of Natural Resources

Mining Reclamation Permit, Alaska Department of Environmental Conservation permits, Alaska

Department of Fish and Game Title 16 permit, US Fish and Wildlife endangered species clearance, US

Army Corps of Engineers clearances and permits regarding wetlands, City or Borough Flood Hazard

permit, local development permits, permission of property owner, etc.

The Contractor shall obtain a written statement from the State Historic Preservation Officer stating t

hat

material disposal, extraction, stockpiling or staging, on any off project site, is not expected to imp

act any

cultural resources. The State Historic Preservation Officer is with the Department of Natural Resource

s

in Anchorage, and may be contacted at (907) 269

8715. Should cultural resources be discovered during

construction activities, work at that site shall be stopped and the Engineer notified.

The Contractor shall provide a wetland specialist able to conduct wetlands determinations and delineat

ions

in accordance with the Corps of Engineers 1987 Wetland Delineation Manual, of any site outside the

project limits or not previously permitted, that will be impacted by the Contractor's operations. Thes

e

delineations will be subject to Corps of Engineers approval.

The Contractor shall provide a copy to the Engineer, of all permits or clearances received prior to

Contractor's use of any site outside the project limits. Additionally, the Contractor shall provide th

e

Engineer a written statement that all permits or clearances necessary have been obtained. Contractor s

hall

also provide a written statement to the Engineer listing agencies or offices contacted which responded

that

no additional action was required on the part of the Contractor.

107-1.08 RAILWAY-HIGHWAY PROVISIONS.

Delete the first paragraph and substitute the

following

: If the Department determines that the construction of the project will require that materials be

hauled across the tracks of any railway, the Department will make arrangements with the railway for th

e

use of such crossings. The Contractor shall obtain permits from the Railroad if additional temporary

crossings are needed.

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.

Delete

this subsection in its entirety and substitute the following

:  The Contractor shall be responsible for and shall

protect from disturbance all land monuments and property marks until the Engineer has approved the

witnessing or otherwise referenced their location and shall not move them without approval.

The Contractor shall be responsible for all damage or injury to property of any character, resulting f

rom

any act, omission, neglect, or misconduct in his manner or method of executing the work, or at any tim

e

due to defective work or materials, during the prosecution of the work, and said responsibility will n

ot be

released until the project shall have been completed and accepted.

When or where any direct or indirect damage or injury is done to public or private property by or on

account of any act, omission, neglect or misconduct in the execution of the work, or in consequence of

the

non-execution thereof by the Contractor, he shall restore, at his own expense, such property to a cond

ition

similar or equal to that existing before such damage or injury, all in an acceptable manner.

The Contractor shall conduct work in a manner that minimizes disturbance to and protects natural resou

rces

in compliance with all Federal, State, and local laws and regulations. When working near designated

wetlands, as defined by the Corps of Engineers 1987 Manual, the Contractor shall place no fill, nor op

erate

equipment outside the permitted slope limits. When working in or near designated fish streams, as defi

ned

by AS 16.05.840 and .870, the Contractor shall not place fill or dredge material, nor operate equipmen

t

within or on the banks of the stream (including fording) except as permitted by the Fish Habitat Permi

t

issued for the project. Refueling and servicing of equipment shall not be performed within 100 feet (3

0 m)

of wetlands and/or other water bodies.

The Contractor shall not excavate, nor use for fill, any material at any site suspected of or found to

contain

hazardous materials or petroleum fuels. The Contractor shall not stockpile, nor dispose of, any materi

al at

any site suspected of or found to contain hazardous materials or petroleum. The Contractor shall repor

t

immediately to the Engineer any known or suspected hazardous material discovered, exposed, or released

into the air, ground, or water during construction of the project. The Contractor shall also report an

y

containment, cleanup, or restoration activities anticipated or performed as a result of such release o

r

discovery. Hazardous materials include, but are not limited to petroleum products, oils, solvents, pai

nts,

and chemicals that are toxic, corrosive, explosive, or flammable.

The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any

historical site located inside or outside of the project limits for excess fill disposal, staging acti

vities,

equipment or material storage, or for any other purposes unless permitted by the Contract or unless al

l

permits and clearances necessary for such work have been obtained by the Contractor as detailed in

Section 107-1.02.

All debris, trash, and other solid waste from project construction shall be removed from the area as s

oon

as possible and in accordance with the Department of Environmental Conservation Solid Waste Program.

(2/18/99)

R239

Standard Modifications

107-1.13  RESPONSIBILITY FOR DAMAGE CLAIMS.

In the first sentence, change

"claims or

actions for injuries" to read claims, actions or liabilities for injuries".  (5/12/89)

M9

Special Provisions

107-1.15 CONTRACTOR'S RESPONSIBILITY FOR WORK.

Add the following to the end of the

first paragraph:

Damage caused by the public, prior to acceptance (Partial Acceptance or Project

Completion), shall be corrected at the Contractor's expense.  (5/7/91)

S48

Standard Modifications

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES.

In the last sentence of the third paragraph delete:

"by the local fire authority." (5/12/89)

M10

Special Provisions

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.

Delete items 1. through 3. under the fourth paragraph and substitute the following

:

1.

When the utility is shown on the Plans or other contract documents.

2.

When the utility has been field located by the owner or operator.

3.

When a proper or timely field locate request was not made by the Contractor.

(2/18/99)

R240

Delete paragraph five in its entirety, and substitute the following

:

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.

The utility mislocates the facility in the field by more than 2.5 feet horizontally for

non-frozen soil conditions, or

2.

When the location or existence of the buried facility is unknown by the utility.

(10/1/92)

R8

Add the following:

Where the Contractor's operations meet any of the following conditions, the Contractor

shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.

Operations anticipated to be within 10 feet of an overhead electrical line.

2.

Operations anticipated to be within 3 feet of an underground electrical line according to

locates provided by the owning Utility.

3.

Operations requiring use of equipment which is capable of coming within 10 feet of an

overhead electrical line.

The notice shall indicate the location and duration of the work to be performed.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer

while

equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical

facilities,

will not be paid for separately, but will be subsidiary to the item(s) of work being performed requiri

ng cable

watch services. (2/7/96)

R170M

Add the following

: All work undertaken near energized high voltage overhead electrical lines or conductors

shall conform to AS 18.60.670, AS18.60.675, and AS18.60.680.  (2/18/99)

R240

Add the following subsections

:

107-1.21 PERMITS.

The Contractor shall be responsible for conducting all operations in compliance with

Anchorage Municipal Code 15.70 (Noise). If the Contractor can not conform with the restrictions of thi

s

Code, it is his responsibility to obtain a Noise Permit authorizing the nonconformance. Application fo

r this

permit can be made through the Municipality of Anchorage, Health and Human Services Division, 825 "L"

Street, Anchorage, Alaska, (907)343-4200.

The terms, conditions, and stipulations contained in all the permits obtained by either the Department

or

the Contractor are hereby made a part of these specifications. It is the Contractor's responsibility t

o abide

by the stipulations contained in each permit. If it is determined that an activity cannot be performed

as

specified in one of the permits, the Contractor shall cease work and immediately notify

the Engineer. The Engineer will then decide if a permit modification is necessary. The Engineer will h

ave

copies of the permits posted in the project office. (5/23/96)

R9M

107-1.22 FEDERAL AFFIRMATIVE ACTION.

The Federal Equal Employment Opportunity,

Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements tha

t

are applicable to this Contract are contained in the project Special Provisions and Contract Forms, an

d

may include:

Disadvantaged Business Enterprise (DBE) Program

Section 120

Training Program

Section 645

Federal EEO Bid Conditions

Form 25A301

EEO-1 Certification

Form 25A304

DBE Subcontractable Items

Form 25A324

DOT&PF Training Program Request

Form 25A310

Training Utilization Report

Form 25A311

Contact Report

Form 25A321A

DBE Utilization Report

Form 25A325C

Summary of Good Faith Effort Documentation

Form 25A332A

Required Contract Provisions, Federal-Aid Contracts

Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements

is

grounds for withholding of progress payments.

In addition to the reports required in the above references, the Contractor shall submit a copy of For

m

CC-257 to the Department by the 15th of each month of the current construction season, reflecting the

composition of the previous month's workforce. This information must also be made available, upon

request, to the US Department of Labor, OFCCP.

(08/13/98)

S 80

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  SUBLETTING OF CONTRACT.

Delete the third paragraph on page 56 and substitute the

following:

The hauling of materials for the project by bona fide truck owner-operators who are listed as

such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered

as

subcontracting under these provisions.  Truck owner-operators shall be required to submit documentatio

n

to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, t

hose

records, for each truck owner-operator, shall include current and valid copies of:

1.

Alaska Driver's License,

2.

business license for trucking together with supporting documents that list the driver as the

business owner or corporate officer,

3.

documents showing the driver's ownership interest in the truck including:

a.

truck registration, and

b.

lease (if truck is not registered in driver's name or in the name of the

driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years afte

r final

acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an indepe

ndent

contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or no

t

they are an employee or an independent contractor.  The status of owner-operators is subject to evalua

tion

throughout the project period and when the criteria for an independent contractor are not found to exi

st,

amended payrolls must be submitted listing the driver as an employee subject to all labor provisions o

f the

contract.  These criteria are:

1.

The owner-operator's right to control the manner in which the work is to be performed,

2.

The owner-operator's opportunity for profit or loss depending upon their managerial skill,

3.

The owner-operator's investment in equipment or materials required for their task, or the

employment of helpers,

4.

Whether the service rendered requires a special skill,

5.

The degree of permanence of the working relationship, or

6.

Whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truc

k

driver and the vehicle and shall be prominently displayed such that it is visible to the scale person

or

inspectors.  The identification system must be approved by the Engineer prior to use. (5/7/91)

S49

Delete

the

second

paragraph

. (6/6/94)

S68

108-1.03  PROSECUTION AND PROGRESS.

In the first paragraph

,

delete the words

"At this time"

and substitute

:  "Five working days before the preconstruction conference".  (5/7/91)

S50

In Item 1. insert

: ", in a format acceptable to the Engineer,"

immediately after the words

: "a progress

schedule".  (5/12/89)

M11

Delete Items 5.and 7, of the first paragraph and substitute the following

:

5.

A draft Storm Water Pollution Prevention Plan, Hazardous Material Control Plan, Notice of Intent,

and activities description, as required under Section 641.

7

.

A letter designating the EEO Officer and the DBE Officer and those persons' responsibilities and

authority.

(2/18/99)

R160

Add

the

following

: The construction of this project shall be planned and recorded with a Critical Path

Method (CPM) schedule. The schedule shall be used for coordination and monitoring of all work under

the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and

review

activity of the Department.

1.

Preparation of CPM Schedule

. At the preconstruction conference, the Contractor shall submit for

the Engineer's approval, a detailed initial CPM schedule. The schedule shall meet the requirements

set forth below.

The construction time, for the entire project shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed CPM schedule are required, the

Contractor shall do so promptly. The CPM schedule must be finalized within 60 days of the Notice

to Proceed.

2.

Schedule Requirements

. The CPM schedule shall be presented as a Precedence Diagram Network

developed in the activity

on

node format and shall include:

a.

activity description,

b.

activity duration,

c.

resources required for each of the project activities, including:

(1)

labor, showing:

work days per week

holidays

shifts per day

hours per shift

(2)

equipment, including the number of units of each type of equipment, and

(3)

materials.

The activity

on

node diagram shall show the sequence and interdependence of all activities

required for complete performance of all items of work under this contract, including shop drawing

submittals and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.

Schedule Updates

. Job site progress meetings will be held monthly by the Engineer and the

Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify

finish dates of completed activities, remaining duration of uncompleted activities, and any proposed

logic and/or time estimate revisions. The Contractor shall submit a revised CPM schedule within

7 calendar days after this meeting. The revised schedule shall show finish dates of completed

activities and updated times for the remaining work, including any addition, deletion, or revision of

activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract

completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is shared equally.

In addition to the CPM schedule, the Contractor shall, every two weeks during construction, submit a w

ork

plan detailing his proposed operations for the forthcoming two weeks. This plan shall detail the follo

wing:

1.

work activities,

2.

manpower involved by trade,

3.

work hours,

4.

equipment involved, and

5.

the location of the work to be performed.

Preparation and updating of the CPM schedule and two week work plans will not be paid for directly.

Failure to submit the CPM work schedule and two week work plans as specified will result in partial

withholding of progress payments in accordance with subsection 109

1.06, Progress Payments.

(12/13/96)

R11A

Add the following

: After approval of the progress schedule, and during the life of this project, the

Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.

Department representatives may be attending public meetings and community council meetings, and the

spokesperson shall accompany them and provide a brief description and answer questions about the

Contractor's work and schedules for the project.  The spokesperson will also be required to accompany

the Engineer to residents and businesses affected by the project when disputes or problems arise as a

result

of the work being performed under this contract.  The spokesperson must be able to commit the

Contractor to courses of action when needed to resolve problems. (7/24/91)

R12

108-1.05  CHARACTER OF WORKMEN, METHODS AND EQUIPMENT.

Add the following:

The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the relate

d

information of every piece of powered equipment used on the project.  This information shall be update

d

weekly unless otherwise directed by the Engineer.  (9/1/89)

R13

108-1.07 FAILURE TO COMPLETE ON TIME.

Replace the third sentence of the first paragraph with

the following

: The amount of these deductions is to reimburse the Department for estimated additional

contract administration expenses incurred as a result of the Contractor's failure to complete the work

within

the time specified.

Replace Table 108

1 with the following

:

TABLE 108

1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

Original Contract Amount

From More Than

To and Including

Daily Charge

$    0

$  100,000

$ 300

100,000

500,000

550

500,000

1,000,000

750

1,000,000

2,000,000

1,000

2,000,000

5,000,000

1,500

5,000,000

10,000,000

2,500

10,000,000

3,000

(7/2/93)

M49

Add the following after Table 108-1

:  The daily charges may be terminated at or following the final

inspection, if the Department has determined that the work is substantially complete and is in a condi

tion

for safe and convenient use by the traveling public. The work will be considered substantially complet

e

when all necessary signing, striping, guardrail, and other safety appurtenances have been installed. F

or

projects that will not be opened to the traveling public, the work will be considered substantially co

mplete

when it is ready for the subsequent project. This shall not be construed as a contractual right and it

s

application will be contingent upon the Contractor's diligence in completing the remaining items of wo

rk.

108-1.09 TERMINATION OF WORK FOR DEPARTMENT'S CONVENIENCE.

Delete the

second sentence of the fourth paragraph and substitute the following

: Payment for partially completed work

will be made at actual costs incurred plus a reasonable profit.

Delete the fifth and sixth paragraphs and substitute the following

:  After receipt of a Notice of Termination,

the Contractor shall submit to the Contracting Officer, his claim for additional costs not covered abo

ve or

elsewhere in these Specifications. Such claim may include such cost items as reasonable idle equipment

time, mobilization efforts, bidding and project investigative costs, overhead expenses directly alloca

ble to

the project termination and not covered under work paid for in the preceding paragraph, legal and

accounting charges and other expenses reasonably necessary in claim preparation, subcontractor costs n

ot

otherwise paid for, actual idle labor costs if work is stopped in advance of termination date, guarant

eed

payments for private land usage as part of the original Contract, and any other costs for which the

Contractor feels reimbursement should be made. The intent of negotiating this claim would be to reach

an

equitable settlement figure with the Contractor for the actual costs incurred. In no event, however, w

ill loss

of anticipated profits or consequential damages be considered as part of any settlement.

For any claim related to operating equipment owned by the Contractor, the Contractor is entitled to

recover equipment costs based on the Contractor's actual costs for ownership and actual operating

expenses. For any claim related to idle equipment time for equipment owned by the Contractor, the

Contractor is entitled to recover equipment rates based on the Contractor's internal ownership costs.

Recovery for operating equipment or idle equipment time shall not be based on published rental rates.

Claims for idle equipment time following termination of the contract are limited to a maximum of 30 da

ys,

and may not include any operating expenses. In the case of rented or leased equipment, the Contractor

shall recover the lesser of its actual rental costs or fair market rental costs, and the amount paid s

hall not

exceed 30 days rental.

(2/18/99)

R241

SECTION 109

MEASUREMENT AND PAYMENT

109-1.01 GENERAL.

Add

the

following

: When more than one type of material or work is specified for

a pay item, letter or numeric suffixes, included within the parenthesis following the pay item number,

will

differentiate the types. (7/2/93)

S63

109-1.02 MEASUREMENT OF QUANTITIES.

Add the following:

Conversion factors to the SI system of units are as follows:

From

To

Symbol

Multiply by

Length

Inch

Millimeter

mm

25.4 *

Foot

Meter

m

0.304 8 *

Yard

Meter

m

0.914 4 *

Mile

Kilometer

km

1.609 344 *

Foot (U.S. Survey)

Meter

m

0.304 800 6

Area

Square Inch

Square Millimeter

mm

2

645.15 *

Square Foot

Square Meter

m

2

0.092 903 04*

Square Yard

Square Meter

m

2

0.836 127 36*

Square Mile

Square kilometer

km

2

2.590 00

Acre

Square Meter

m

2

4 046.856

Acre

Hectare (10 000

m

2

)

ha

0.404 685 6

Volume

Cubic Inch

Cubic Millimeter

mm

3

16.387 064 *

Cubic Foot

Cubic Meter

m

3

0.028 316 8

Cubic Yard

Cubic Meter

m

3

0.764 555

Acre Foot

Cubic Meter

m

3

1 233.49

100 board feet

Cubic Meter

m

3

0.235 974

Cubic Foot

Liter

L

28.316 85

Gallon

Liter

L

3.785 41

Temperature

Degree Fahrenheit

Degree Celsius

C

C

T

C=(T

F

32)/1.8

Force

Pound

force (lbf)

Newton

N

4.448 222

Pound/square

inch(Psi)

Pascal

Pa

6 894.757

Mass

Pound

mass (lbm)

Kilogram

kg

0.453 592

Ton (Short, 2,000 lbs)

Megagram

Mg

0.907 184 7

Ton (Short, 2,000 lbs)

Kilogram

kg

907.184 7

NOTE: * denotes an exact number.

All conversion factors are extracted from ASTM E 380

93, "Standard Practice for Use of the

International System of Units (SI) (The Modern Metric System)," and AASHTO publication

"Guide To Metric Conversion." (1/4/96)

R136

After the ninth paragraph

,

insert the following

: The Contractor shall furnish competent scale operators

to weigh all materials measured and paid for on a weight basis.

The scale operator shall record to the nearest 100 pounds the weights of all loads of material on a da

ily

tally sheet. The scale operator shall also make out a weigh slip ticket for each load hauled showing t

he

gross, tare and net weights.  The original shall accompany the load and one copy shall be retained unt

il

any discrepancies have been resolved at the end of each day.

The scale operator's daily tally sheet shall also include the following information as applicable to t

he

type of scales used:

1.

Name and number of project,

2.

Contract item number,

3.

Description of source,

4

Date,

5.

Load number,

6.

Truck identification mark,

7.

Time of weighing,

8.

MAVW for truck,

9.

Gross weight of each load,

10.

Tare weights,

11.

Net weights,

12.

Scale operator's signature, and

13.

Contractor's certification.

The original daily weight record shall be furnished to the Engineer at the end of each shift.

The Engineer may, at random intervals, designate previously weighed vehicles to be reweighed, in his

presence, to verify the weight of the materials being purchased. This will include empty or loaded

vehicles as the Engineer may designate.

No direct payment will be made for furnishing scale operators, equipment, and incidentals required.

Costs thereof will be subsidiary to bid prices of the material being weighed. (7/2/93)

S11

Standard Modifications

109-1.03 SCOPE OF PAYMENT.

Delete the last sentence of the fourth paragraph.

(5/7/91)

M33

109-1.05 COMPENSATION FOR EXTRA WORK.

Under item 1. Labor

:

Delete

"(supported by proof of rates)".

Delete paragraph d., and substitute the following

:

d.

plus Workers' Compensation at 8% of a. The actual net rate will be used only when it exceeds

10% and when proof of rates are submitted within 30 days of the completion of the extra work.

(5/31/00)

M90

Delete paragraph f., and substitute the following

:

f.

plus 35% of the sum of a, c, d, and e.

Under item 3, Equipment, change the first sentence to read

"Rental Rate Blue Book for Construction

Equipment", published by Primedia, 1735 Technology Drive, Suite 410, San Jose, CA, 95110-1313.

Under item 3, Equipment, add the following to the second paragraph

: The rental rate area adjustment

factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.

(1/27/00)

R14

Delete item 5. and substitute the following

:

5.

Work by a Subcontractor. The Contractor will receive a 5% markup on the total time and

materials work defined in 1 through 4 above which is performed by an approved subcontractor. This

markup will be for administrative expenses incurred in connection with the work. No percentage will be

paid on work covered under bid items in the original Contract. No percentage over the amount

covered above will be paid if the work is done by a sub-subcontractor.

(06/25/99)

M 71

109-1.06 PROGRESS PAYMENTS.

Add the following

: Failure to submit schedules in accordance

with subsection 108

1.03, Prosecution and Progress, will result in withholding an amount equal to 5

percent of the total amount earned from all subsequent progress payments. This retainage will be

released by the Engineer upon receipt of current schedules from the Contractor. (9/21/92)

R137

109-1.07 PAYMENT FOR MATERIALS ON HAND.

Add the following

: The location of

stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska, a

t a

location acceptable to the Engineer. (9/1/89)

R16

Add the following:

Materials shall be physically separated from the other materials stored at the storage

location. Materials shall be clearly labeled with the project name and number. Materials shall be stor

ed

in accordance with the manufacturer's published recommendations. A copy of any such

recommendations shall be provided to the Engineer.

Should storage conditions become unsatisfactory, any payments made for the materials will be classifie

d

as unearned. If the Contractor has not earned sufficient funds to cover the cost of a deduction on the

next progress payment, a request for repayment will be sent to the Contractor. The Contractor agrees

to repay the Department within 30 days from the date of a request to refund payment when the storage

conditions have become unsatisfactory. Unsatisfactory storage conditions include, but are not limited

to:

1.

Storage not in accordance with the manufacturer's recommendations.

2.

Commingling or storage of other materials where any element of doubt exists as to

which materials belong in which lot.

3.

Unsatisfactory labeling of materials.

4.

Any liens filed on the materials for storage or transport, or by the supplier or

manufacturer of the material.

5.

Change of the storage locations without obtaining approval of the Engineer prior to the

relocation.

6.

Damage to all or part of the materials by fire, theft, or other peril.

Should labor, travel, or any other costs be incurred for inspection off the limits of the project, the

Contractor shall reimburse the Department for these costs.

The Contractor releases and discharges the Department from any liability arising out of, or in any way

related to, the payment for materials on hand and/or to the storage or transport of these materials. T

he

Contractor is responsible for damages or delays which may relate to the storage or transport of the

materials. (7/2/93)

S64

Add the following Section

:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (

DBE

) PROGRAM

120-1.01 DESCRIPTION.

The work consists of providing Disadvantaged Business Enterprises (

DBEs

),

as defined in Title 49,

CFR

(Code of Federal Regulations), Part 26, with the opportunity to participate on

an equitable basis with other contractors in the performance of contracts financed in whole, or in par

t, with

federal funds. The Contractor or subcontractor shall not discriminate on the basis of race, color, nat

ional

origin, or sex in the performance of this contract. The Contractor shall carry out applicable requirem

ents

of 49

CFR

Part 26 in the award and administration of

USDOT

assisted contracts.

120-1.02 INTERPRETATION.

It is the intent of this section to implement the requirements of 49

CFR

,

Part 26, and the Department's federally approved

DBE

Program.

120-1.03 ESSENTIAL CONTRACT PROVISION.

Failure to comply with the provisions of this

section will be considered a material breach of contract, which may result in the termination of this

contract

or such other remedy as

ADOT

&PF deems appropriate. The Department also considers failure to comply

with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS.

The following definitions will apply.

1

.

Broker

. A

DBE

certified by the Department that arranges for the delivery or provision of creditable

materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified

category, that is necessary for the completion of the project. A broker of materials certified in a

supply category must be responsible for scheduling the delivery of materials and fully responsible

for ensuring that the materials meet specifications before credit will be given.

2

.

Commercially Useful Function (

CUF

)

. The execution of the work of the Contract by a

DBE

carrying out its responsibilities by actually performing, managing, and supervising the work involved

using its own employees and equipment. The

DBE

shall be responsible, with respect to materials

and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering

the material, and installing (where applicable) and paying for the material itself. To determine

whether a

DBE

is performing a commercially useful function, an evaluation of the amount of work

subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is

commensurate with the work it is actually performing and the

DBE

credit claimed for its

performance of the work. Other relevant factors will be considered. The determination of

CUF

is

made by the Engineer after evaluating the way in which the work was performed during the

execution of the Contract.

3

.

Disadvantaged Business Enterprise (

DBE

)

. An enterprise which is a for

profit small business

concern

a

.

that is at least 51 percent owned by one or more individuals who are both socially and

economically disadvantaged or, in the case of a corporation, in which 51 percent of the

stock is owned by one or more such individuals;

b

.

whose management and daily business operations are controlled by one or more of the

socially and economically disadvantaged individuals who own it; and

c

.

has been certified by the Department in accordance with 49

CFR

, Part 26.

4

.

DBE

Key Employee

. Permanent employees identified by the

DBE

owner in its certification file in

the Department Civil Rights Office.

5

.

DBE

Utilization Goal

. The percent of work to be performed by certified

DBEs

that is established

by the Department and specified in the Contract.

6

.

Good Faith Efforts

. Efforts by the bidder or Contractor to achieve a

DBE

goal or other

requirement of 49

CFR

Part 26, by their scope, intensity, and appropriateness to the objective, that

can reasonably be expected to fulfill the program requirement.

7

.

Manufacturer

. A

DBE

certified by the Department in a supply category that changes the shape,

form, or composition of original material in some way and then provides that altered material to the

project and to the general public or the construction industry at large on a regular basis.

8

.

Notification

. For purposes of soliciting

DBE

participation on a project and to count toward a

contractor

s Good Faith Efforts, notification shall be by letter or fax transmission, with a return

receipt requested or successful transmission report. Telephonic contact with a

DBE

may be

allowed, however it shall be based on the ability of Civil Rights staff to independently verify this

contact.

9

.

Regular Dealer

. A

DBE

certified by the Department in a supply category that

a

.

maintains an in

house inventory on a regular basis of the particular product provided to this

project; and

b

.

keeps an inventory in an amount appropriate for the type of work using that product; and

c

.

offers that inventory for sale to the general public or construction industry at large (private

and public sectors), not just supplied as needed on a project by project basis during the

construction season, except where the product requires special or heavy equipment for

delivery and the

DBE

possesses and operates this equipment on a regular basis throughout

the construction season in order to deliver the product to the general public or construction

industry at large. If the distribution equipment is rented or leased, it must be on a repetitive,

seasonal basis; and may additionally

d

.

fabricate (assembles large components) for use on a construction project, consistent with

standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL.

The

DBE

Utilization Goal for this contract is shown on Form 25A324

(

DBE

Subcontractable

Items) as a percentage of the total basic bid amount. A

DBE

may be considered

creditable towards meeting the

DBE

Utilization Goal at time of Contract award, if the

DBE

is certified by

the Department in a category covering the

CUF

to be performed at the time of listing on Form 25A325C

(

DBE

Utilization Report).

A bidder shall demonstrate the ability to meet the

DBE

Utilization Goal or perform and document all of the

required Good Faith Efforts under Subsection 120

3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a

DBE

firm is reduced by the Department, the

DBE

Utilization

Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

1

.

Phase I

Bid

. Each bidder must register with the Civil Rights Office annually in accordance with

26.11 & 26.53(b)(2)(iv) of 49

CFR

, Part 26.  No contract may be awarded to a bidder that

is not registered.

2

.

Phase II

Award

. The apparent low bidder will provide the following within 15 days of receipt of

notice of intent to award:

a

.

Written

DBE

Commitment.

Written commitments from

DBEs

to be used on the project.

The written commitment shall contain the following information:

1

)

A description of the work that each

DBE

will perform;

2

)

The dollar amount of participation by the

DBE

firm;

3

)

Written documentation of the bidder/

offeror

s commitment to use a

DBE

subcontractor whose participation it submits to meet a contract goal; and

4

)

Written confirmation from the

DBE

that it is participating in the contract as

provided in the prime Contractor

s commitment.

b.

DBE

Utilization Report

. Form 25A325C listing the certified

DBEs

to be used to meet

the

DBE

Utilization Goal.

c.

Good Faith Effort Documentation.

Summary of Good Faith Effort Documentation

(Form 25A332A and attachments) and

DBE

Contact Reports (Form 25A321A) if the

Contractor submits less

DBE

utilization on Form 25A325C than is required to meet the

DBE

Utilization Goal. If accepted by the Department, this lower

DBE

utilization becomes

the new

DBE

Utilization Goal. If the bidder cannot demonstrate the ability to meet the

DBE

Utilization Goal, and can not document the minimum required Good Faith Efforts (as

outlined in subsection 120

3.02 below), the Contracting Officer will determine the bidder

to be not responsible.

3.

Phase III

Construction

.

a.

Designation of

DBE

/EEO Officer.

At the preconstruction conference, the Contractor

shall submit, in writing, the designation of a

DBE

/EEO officer.

b.

DBE

Creditable Work.

The

CUF

work items and creditable dollar amounts shown for

a

DBE

on the

DBE

Utilization Report (Form 25A325C) shall be included in any

subcontract, purchase order or service agreement with that

DBE

.

c.

DBE

Replacement.

If a

DBE

replacement is approved by the Engineer, the Contractor

shall replace the

DBE

with another

DBE

for the same work in order to fulfill its

commitment under the

DBE

Utilization Goal. In the event that the Contractor cannot obtain

replacement

DBE

participation, the Engineer may adjust the

DBE

Utilization Goal if, in the

opinion of the Engineer and the Civil Rights Office, both of the following criteria have been

met:

1)

The Contractor has not committed any discriminatory practice in its exercise of

good business judgement to replace a

DBE

.

2

)

If the Contractor is unable to find replacement

DBE

participation and has

adequately performed and documented the Good Faith Effort expended in

accordance with Subsection 120

3.02.

d.

DBE

Utilization Goal.

The

DBE

Utilization Goal will be adjusted to reflect only that

amount of the

DBE

's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

1

.

Good Faith Effort Criteria.

The Contracting Officer will use the following criteria to judge if the

bidder, who has not met the

DBE

Utilization Goal, has demonstrated sufficient Good Faith Effort

to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient

Good Faith Effort.

a.

Consideration of all

subcontractable

items. The bidder shall, at a minimum, seek

DBE

participation for each of the

subcontractable

items upon which the

DBE

goal was

established as identified by the Department (on Form 25A324) prior to bid opening. It is

the bidder

s responsibility to make the work listed on the

subcontractable

items list

available to

DBE

firms, to facilitate

DBE

participation.

b.

If the bidder can not achieve the

DBE

Utilization Goal using the list of available

DBE

firms

based on the

subcontractable

items list, then the bidder may consider other items that could

be subcontracted to

DBEs

.

c.

Notification to all active

DBEs

listed for a given region in the Department's most current

DBE

Directory at least 7 calendar days prior to bid opening. The bidder must give the

DBEs

no less than five days to respond

.

The bidder may reject

DBE

quotes received after

the deadline. Such a deadline for bid submission by

DBEs

will be consistently applied.

DBEs

certified to perform work items identified on Form 25A324 must be contacted to

solicit their interest in participating in the execution of work with the Contractor. Each

contact with a

DBE

firm will be logged on a Contact Report (Form 25A321A).

d.

Non

competitive

DBE

quotes may be rejected by the bidder. Allegations of non

competitive

DBE

quotes must be documented and verifiable. A

DBE

quote that is more

than 10.0% higher than the accepted non

DBE

quote will be deemed non

competitive,

provided the

DBE

and non

DBE

subcontractor quotes are for the exact same work or

service. Bidders must have a non

DBE

subcontractor quote for comparison purposes.

Such evidence shall be provided in support of the bidder

s allegation. Where the bidder

rejects a

DBE

quote as being non

competitive under this condition, the work must be

performed by the non

DBE

subcontractor and payments received by the non

DBE

subcontractor during the execution of the Contract shall be consistent with the non

DBE

's

accepted quote. This does not preclude increases as a result of Change documents issued

by the Department.

e.

Provision of assistance to

DBEs

who need help in obtaining information about bonding or

insurance required by the bidder.

f.

Provision of assistance to

DBEs

who need help in obtaining information about securing

equipment, supplies, materials, or related assistance or services.

g.

Providing prospective

DBEs

with adequate information about the requirements of the

Contract regarding the specific item of work or service sought from the

DBE

.

h.

Follow

up of initial notifications by contacting

DBEs

to determine whether or not they will

be bidding. Failure to submit a bid by the project bid opening or deadline by the bidder is

de facto evidence of the

DBE

s lack of interest in bidding. Documentation of follow

up

contacts shall be logged on the Contact Report (Form 25A321A).

i

.

Items c through h will be utilized to evaluate any request from the Contractor for a

reduction in the

DBE

Utilization Goal due to the default or decertification of a

DBE

and the

Contractor's subsequent inability to obtain additional

DBE

participation.

2.

Administrative Reconsideration.

Under the provisions of 49

CFR

. Part 26.53(d), if it is

determined that the apparent successful bidder has failed to meet the requirements of this

subsection, the bidder must indicate whether they would like an opportunity for administrative

reconsideration. Such an opportunity must be exercised by the bidder within 3 calendar days of

notification it has failed to meet the requirements of this subsection. As part of this reconsideratio

n,

the bidder must provide written documentation or argument concerning the issue of whether it met

the goal or made adequate good faith efforts to do so.

a.

The decision on reconsideration will be made by the

DBE

Liaison Officer.

b.

The bidder will have the opportunity to meet in person with the

DBE

Liaison Officer to

discuss the issue of whether it met the goal or made adequate good faith efforts to do so.

If a meeting is desired, the bidder must be ready, willing and able to meet with the

DBE

Liaison Officer within 4 days of notification that it has failed to meet the requirements of this

subsection.

c.

The

DBE

Liaison Officer will render a written decision on reconsideration and provide

notification to the bidder. The written decision will explain the basis for finding that the

bidder did or did not meet the goal or make adequate good faith efforts to do so.

d.

The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF

).

1.

Creditable Work.

Measurement of attainment of the

DBE

Utilization Goal will be based upon the

actual amount of money received by the

DBEs

for creditable

CUF

work on this project as

determined by the Engineer in accordance with this Section.

CUF

is limited to that of a:

a

regular dealer;

b.

manufacturer;

c.

broker;

d.

subcontractor;

e.

joint

venture; or

f.

prime contractor.

2

.

Determination of Commercially Useful Function.

In order for the

CUF

work of the

DBE

to

be credited toward the goal, the Contractor will ensure that all of the following requirements are

met:

a.

The

CUF

performed by a

DBE

certified in a supply category will be evaluated by the

Engineer to determine whether the

DBE

performed as either a broker, regular dealer, or

manufacturer of the product provided to this project.

b.

A

DBE

trucking firm certified and performing work in a transportation/hauling category is

restricted to credit for work performed with its own trucks and personnel certified with the

CRO prior to submitting a bid to a contractor for

DBE

trucking. The

DBE

trucking firm

must demonstrate that it owns all trucks (proof of title and/or registration) to be credited

for work and that all operators are employed by the

DBE

trucking firm. A

DBE

trucking

firm that does not certify its trucks and personnel that it employs on a job will be

considered a broker of trucking services and limited to credit for a broker. (This does not

effect the

CUF

of that same firm, when performance includes the hauling of materials for

that work.)

c.

The

DBE

is certified in the appropriate category at the time of

1)

the Engineer's approval of the

DBE

subcontract, consistent with the written

DBE

commitment; and

2)

the issuance of a purchase order or service agreement by the Contractor to a

DBE

performing as either a manufacturer, regular dealer, or broker (with a copy to the

Engineer).

d.

The Contractor will receive credit for the

CUF

performed by

DBEs

as provided in this

Section. Contractors are encouraged to contact the Engineer in advance of the execution

of the

DBE

's work or provision of goods or services regarding

CUF

and potential

DBE

credit.

e.

The

DBE

may perform work in categories for which it is not certified, but only work

performed in the

DBE

's certified category meeting the

CUF

criteria may be credited

toward the

DBE

Utilization Goal.

f.

The work of the

DBE

firm must meet the following criteria when determining when

CUF

is being performed by the

DBE

:

1)

The work performed will be necessary and useful work required for the execution

of the Contract.

2)

The scope of work will be distinct and identifiable with specific contract items of

work, bonding, or insurance requirements.

3)

The work will be performed, controlled, managed, and supervised by employees

normally employed by and under the control of the certified

DBE

. The work will

be performed with the

DBE

s own equipment. Either the

DBE

owner or

DBE

key

employee will be at the work site and responsible for the work.

4)

The manner in which the work is sublet or performed will conform to standard,

statewide industry practice within Alaska, as determined by the Department. The

work or provision of goods or services will have a market outside of the

DBE

program (must also be performed by non

DBE

firms within the Alaskan

construction industry). Otherwise, the work or service will be deemed an

unnecessary step in the contracting or purchasing process and no

DBE

credit will

be allowed.

There will be no

DBE

credit for lower

tier non

DBE

subcontract work.

5)

The cost of the goods and services will be reasonable and competitive with the

cost of the goods and services outside the

DBE

program within Alaska. Materials

or supplies needed as a regular course of the Contractor's operations such as fuel,

maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a

DBE

subcontractor is creditable toward the

DBE

goal only if the

DBE

is responsible for

ordering and scheduling the delivery of creditable materials and fully responsible

for ensuring that the materials meet specifications.

6)

All subcontract work, with the exception of truck hauling, will be sublet by the

same unit of measure as is contained in the Bid Schedule unless prior written

approval of the Engineer is obtained.

7)

The

DBE

will control all business administration, accounting, billing, and payment

transactions. The prime contractor will not perform the business, accounting,

billing, and similar functions of the

DBE

. The Engineer may, in accordance with AS

36.30.420(b), inspect the offices of the

DBE

and audit the records of the

DBE

to

assure compliance.

g.

On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of

DBE

Participation) to the Department Civil Rights Office the payments made (canceled

checks or bank statements that identify

payor

, payee, and amount of transfer) for the

qualifying work, goods and services provided by

DBEs

.

3

.

Decertification of a

DBE

. Should a

DBE

performing a

CUF

become decertified during the term

of the subcontract, purchase order, or service agreement for reasons beyond the control of and

without the fault or negligence of the Contractor, the work remaining under the subcontract,

purchase order, or service agreement may be credited toward the

DBE

Utilization Goal.

Should the

DBE

be decertified between the time of Contract award and the time of the Engineer's

subcontract approval or issuance of a purchase order or service agreement, the work of the

decertified firm will not be credited toward the

DBE

Utilization Goal. The Contractor must still

meet the

DBE

Utilization Goal by either

a

.

withdrawing the subcontract, purchase order or service agreement from the decertified

DBE

and expending Good Faith Effort (Subsection 120

3.02, Items c through h) to

replace it with one from a currently certified

DBE

for that same work or service through

subcontractor substitution (Subsection 103

1.01); or

b

.

continuing with the subcontract, purchase order or service agreement with the decertified

firm and expending Good Faith Effort to find other work not already subcontracted out to

DBEs

in an amount to meet the

DBE

Utilization Goal through either

a

.

increasing the participation of other

DBEs

on the project;

b

.

documenting Good Faith Efforts (Subsection 120

3.02, items c through h); or

c

.

by a combination of the above.

d

.

DBE

Rebuttal of a Finding of no

CUF

. Consistent with the provisions of 49

CFR

, Part

26.55(c)(4)&(5), before the Engineer makes a final finding that no

CUF

has been performed by

a

DBE

firm the Engineer will coordinate notification of the presumptive finding through the Civil

Rights Office to the Contractor, who will notify the

DBE

firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing

a

CUF

if the rebuttal information convincingly demonstrates the type of work involved and normal

industry practices establishes a

CUF

was performed by the

DBE

. Under no circumstances shall

the Contractor take any action against the

DBE

firm until the Engineer has made a final

determination. The Engineer

s decisions on

CUF

matters are not administratively appealable to US

DOT.

120

3.04 DEFAULT OF

DBE

. In the event that a

DBE

firm under contract or to whom a purchase order

or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall

immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain

the

services of other

DBEs

to perform the defaulted work. In the event that the Contractor cannot obtain

replacement

DBE

participation, the Engineer may adjust the

DBE

Utilization Goal if, in the opinion of the

Engineer, the following criteria have been met:

1

.

The Contractor was not at fault or negligent in the default and that the circumstances surrounding

the default were beyond the control of the Contractor; and

b

.

The Contractor is unable to find replacement

DBE

participation at the same level of

DBE

commitment and has adequately performed and documented the Good Faith Effort expended in

accordance with items c through h of Subsection 120

3.02 for the defaulted work; or

c

.

It is too late in the project to provide any real subcontracting opportunities remaining for

DBEs

.

The

DBE

Utilization Goal will be adjusted to reflect only that amount of the defaulted

DBE

's work that can

not be replaced.

120-4.01 METHOD OF MEASUREMENT.

The Contractor will be entitled to count toward the

DBE

Utilization Goal those monies actually paid to certified

DBEs

for

CUF

work performed by the

DBE

as

determined by the Engineer. The Contractor will receive credit for the utilization of the

DBEs

, as follows:

a

.

Credit for the

CUF

of a

DBE

prime contractor is 100% of the monies actually paid to the

DBE

under the contract for creditable work and materials in accordance with 49

CFR

26.55.

b

.

Credit for the

CUF

of a subcontractor is 100% of the monies actually paid to the

DBE

under the

subcontract for creditable work and materials. This shall include

DBE

trucking firms certified as

a subcontractor and not a broker. Trucks leased from another

DBE

firm shall also qualify for credit

and conforms to the provisions of 49

CFR

26.55(d).

c

.

Credit for the

CUF

of a manufacturer is 100% of the monies paid to the

DBE

for the creditable

materials manufactured.

d

.

Credit for the

CUF

of a regular dealer of a creditable material, product, or supply is 60% of its

value. The value will be the actual cost paid to

the

DBE

but will not exceed the bid price for the

item.

e

.

Credit for the

CUF

of a broker performed by a

DBE

certified in a supply category for providing

a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage

fee will not exceed 5% of the cost of the procurement contract for the creditable item.

f

.

Credit for the

CUF

of a broker performed by a

DBE

certified in the transportation/hauling category

for arranging for the delivery of a creditable material, product or supply is limited to a reasonable

brokerage fee. The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

g

.

Credit for the

CUF

of a broker performed by a

DBE

certified in a bonding or insurance category

for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The

brokerage fee will not exceed 5% of the premium cost.

h

.

Credit for the

CUF

of a joint venture (JV) (either as the prime contractor or as a subcontractor)

may not exceed the percent of the

DBE

's participation in the joint venture agreement, as certified

for this project by the Department. The

DBE

joint venture partner will be responsible for

performing all of the work as delineated in the certified JV agreement.

120

5.01 BASIS OF PAYMENT

. Work under this item is subsidiary to other contract items and no

payment will be made for meeting or exceeding the

DBE

Utilization Goal.

If the Contractor fails to utilize the

DBEs

listed on Form 25A325C as scheduled or fails to submit required

documentation to verify proof of payment or documentation requested by the Department to help in the

determination of

CUF

, the Department will consider this to be unsatisfactory work. If the Contractor fails

to utilize Good Faith Efforts to replace a

DBE

, regardless of fault (except for Subsection 120

3.04 item

3), the Department will also consider this unsatisfactory work. Unsatisfactory work may result in

disqualification of the Contractor from future bidding under Subsection 102

1.13 and withholding of

progress payments consistent with Subsection 109

1.06.

(11/17

/00)

S 33

DIVISION 200

EARTHWORK

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-1.01 DESCRIPTION.

Remove the last sentence of the first paragraph and add the following

:

This work shall also include the preservation all existing landscaping shrubs, trees, washed cobbles,

boulders, planters and other objects along the project corridor.

201-2.01 GENERAL.

Add the following after the first paragraph:

The Contractor shall replace at his

or hers expense all injured or removed items designated to be preserved and as directed by the

Engineer.

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

202-1.01 DESCRIPTION.

Add

the

following

: This work shall also include the removal of gas pipe

and the removal and reinstallation of portable concrete landscape planters.

202-3.01 METHOD OF MEASUREMENT.

Add

the

following

: Removal of gas pipe and removal

and reinstallation of concrete landscape planters will not be measured and shall be subsidiary to

excavation.  Contractor shall provide all labor, materials and equipment required to remove and

dispose of the pipes and to remove and reinstall portable concrete landscape planters.

202-2.02 REMOVAL OF BRIDGES, CULVERTS AND OTHER DRAINAGE

STRUCTURES.

Add the following

: Materials that are to be salvaged shall be carefully removed and

delivered to a site as directed by the Engineer. A disposal site for non

salvageable materials shall be

provided by the Contractor.

All existing manhole frames, covers, dustpans, adjusting rings, cone sections and reducing slabs

removed but not reinstalled under these Special Provisions shall become the property of the

Contractor.

Add

the

following

to

the

third

paragraph

: ends of remaining culverts.

202-2.03 REMOVAL OF PIPE.

Add

the

following

: During project construction,

ENSTAR

Natural

Gas Company will abandon existing gas pipelines. The Contractor shall follow the procedures given in

subsection 105-1.06 Cooperation With Utilities, when working around gas pipelines until they have

been abandoned. Once the pipelines are abandoned, the Contractor shall remove all those abandoned

within the right-of-way that are in conflict with the work and dispose of all pipes off the project li

mits.

202-2.04 REMOVAL OF PAVEMENT, SIDEWALKS, CURBS, ETC.

Add

the

following

:

For disposal of waste asphalt pavement, the Contractor shall obtain a solid waste disposal permit from

the Alaska Department of Environmental Conservation (DEC), deliver and dispose the waste asphalt

pavement at the

Hiland

Road Solid Waste Facility.  A DEC permitting officer in Anchorage may be

contacted at 269

7590.

The

Hiland

Road Solid Waste Facility is a DEC approved site for disposal of removed asphalt and is

available at no charge to the Contractor.  To use this site, the Contractor shall meet the following

requirements:

1.

All dumping shall be coordinated through the Eagle River Street Maintenance office at 694

3487.

2.

Leveling course material may be included with removed asphalt if it does not exceed 30 percent

of the total volume delivered.

3.

For quantities over 500 tons, the Contractor shall stockpile materials in a manner acceptable to

the Municipality of Anchorage.

4.

The broken asphalt pieces shall be six inches or less in maximum dimension.

(8/15/00)

R84A

202-4.01 BASIS OF PAYMENT.

Add

the

following

:

Removal of gas pipe shall be subsidiary to Item 203(3) Unclassified Excavation.

Removal and reinstallation of concrete landscape planters will not be measured for payment, but will b

e

considered a subsidiary obligation.

SECTION 203

EXCAVATION AND EMBANKMENT

Standard Modifications

203-2.05  BORROW.

Add the following:

Borrow, Type A, B, or C when required, shall meet the

requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.

(5/12/89)

M12

203-3.02 EMBANKMENT CONSTRUCTION.

On page 96

,

delete the first sentence of the second

paragraph, and substitute the following

: Roadway embankments shall be placed in horizontal layers not

exceeding eight inches in thickness measured before compaction. Each layer of classified material shal

l have

its joint offset from the joint below, longitudinally by one foot and transversely by 20-feet.

Add

the

following

: Where the plans call for placement of selected material and excavation is required, the

existing material may be left in place if tests determine that it will meet the appropriate selected m

aterial

requirements. Any reduction in excavation or Borrow quantities as a result of this condition shall not

constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope

of

Work.  (12/13/96)

R23

On page 97, delete the fifth paragraph and substitute the following:

All embankments shall be constructed

with moisture and density control unless the Engineer determines that such controls are not feasible.

(5/7/91)

M35

203-5.01  BASIS OF PAYMENT.

Change Pay Items 203(5), (6) and (7) to read:

Borrow, Type _____.

Add the following:

When more than one type of borrow is specified, letter suffixes A, B, or C will be

included within the parentheses of the item number in order to differentiate between the different Bor

row

types.  (5/12/89)

M12

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

204-2.01 MATERIALS.

Delete this subsection in its entirety and substitute the following

:

Bedding and

backfill materials to 12 inches above the pipe, shall meet the requirements for Selected Material, Typ

e A,

as specified in Subsection 703

2.07, and shall also pass the 3

inch sieve.  Utilize excavated native material

for the remainder of the backfill if it meets the requirements of Selected Material, Type C.  Bedding

material, and backfill material within the pavement structure shall meet the requirements for the appl

icable

lift of material.  Use all suitable material from structure excavation for bedding and backfill prior

to using

material from another source.

204-3.01 CONSTRUCTION REQUIREMENTS.

Add

the

following

to

the

third

paragraph

: Native

material may be utilized for electrical conduit bedding and backfill outside the pavement structure if

it meets

the minimum requirements of Selected Material, Type C, as specified in subsection 703

2.07 Selected

Material. Compaction may be as approved by the Engineer. (3/23/93)

R25

SECTION 205

EXCAVATION, BACKFILL AND

FOUNDATION FILL FOR STRUCTURES

Special Provisions

205-3.03 BACKFILL.

Add the following

: All backfill placed 2

foot behind the modular block retaining

wall shall be graded to pass the 3

inch sieve.

205

5.01 BASIS OF PAYMENT.

Add the following

: Grading and placement of material used within 2

feet of the modular block retaining wall will not be paid for directly, but will be subsidiary to Item

203(6A)

Borrow, Type A.

(6/5/92)

R154

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  MATERIALS.

Delete the second sentence of the first paragraph and substitute the following

:

The gradation of base course material shall conform to the requirements for Grading D-1.  (10/1/91)

R116

Add the following after the first paragraph

: At the Contractor's option, recycled asphalt material (RAM)

may be substituted for aggregate base course, inch for inch, if the following conditions are met:

1

.

RAM shall be crushed or processed to 100 percent by weight passing the 1

1/2 inch sieve and 95

100 percent by weight passing the 1 inch sieve.

2.

The gradation of the extracted aggregate shall meet the following:

Sieve

Percent Passing by Weight

1 inch

100

3/4 inch

70

100

3/8 inch

42

90

No. 4

28

78

No. 16

11

54

No. 50

5

34

No. 100

3

22

No. 200

2

12

3.

The asphalt content shall be 2.5

5.0 percent by weight of the RAM.

301-3.01  PLACING.

Add the following:

Base course material used for the sidewalk, pathway or median

foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified d

epth

with a uniform surface.  (9/1/89)

R26

301-3.03 SHAPING AND COMPACTION.

Add the following

: If recycled asphalt material is

substituted for aggregate base course, the following conditions shall be met:

1

.

Density acceptance will be based upon a roller pattern. The roller pattern shall be determined by

a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds. The

optimum density will be determined by the Engineer using a nuclear

densometer

gauge to monitor

the test strip. Adequate water shall be added to aid compaction.

2

.

After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a

pneumatic tire roller shall be completed. Tires shall be inflated to 80 psi (

5 psi), and the roller shall

have a minimum operating weight per tire of 3000 pounds.

301-5.01 BASIS OF PAYMENT.

Add the following

: If recycled asphalt material is substituted for

aggregate base course, it will be paid for as Item 301(1), Aggregate Base Course at the unit price sho

wn

on the bid schedule for that item.

(2/28/01)

R176M98

Delete Section 401 in its entirety and substitute the following

:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-1.01 DESCRIPTION.

This work consists of the furnishing and mixing of aggregate, asphalt cement

and additives at a mixing plant and the hauling, spreading, and compaction of the asphalt concrete mix

ture

on a previously prepared surface, all as specified in the contract and in conformance with the lines,

grades

and thicknesses shown on the plans.

401-2.01 COMPOSITION OF ASPHALT CONCRETE MIXTURES - JOB MIX DESIGN.

Asphalt concrete mixtures shall be composed of aggregate, asphalt cement, and required additives

combined within the limits for the type and class of asphalt concrete specified in the contract.

The Contractor shall provide an asphalt concrete mixture that meets the asphalt concrete mix design

requirements of Table 401-1 for the appropriate type and class of asphalt concrete.

At least 15 calendar days prior to the production of asphalt concrete pavement mixture, the Contractor

shall submit the following to the Engineer:

1

.

A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix

Design, gradations for individual stockpiles with supporting process control information, and the

blend ratio of each aggregate stockpile. The proposed gradations must meet the requirements of

Table 703-3, Broad Band Gradations for Asphalt Concrete Pavement Aggregate, for each type

of asphalt concrete pavement specified in the bid schedule. Asphalt concrete mixtures produced

from different plants shall not be mixed.

2

.

Representative samples of each of the aggregates to be blended. Sample sizes: 100 pounds of each

intermediate and/or coarse aggregate, 200 pounds of fine aggregate, 25 pounds of blend sand.

3

.

A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture,

including name of product, manufacturer, test results as required in Section 702, manufacturer's

certificate of compliance with Section 106, and a temperature viscosity curve for the asphalt

cement.

4

.

A

1/2

pint sample of the anti-strip additive proposed, including name of product, manufacturer, and

manufacturer's data sheet, and current Materials Safety Data Sheet (

MSDS

).

From this information, the Engineer will establish the Job Mix Design which will become a part of the

contract and shall be followed unless modified in writing. The Job Mix Design will be determined in

accordance with ATM T-17 (version 01/93) and evaluated for conformance with the asphalt concrete mix

design requirements of Table 401-1 for the appropriate type and class of asphalt concrete. Job Mix Des

ign

test results will be available within 7 working days after

submittal

. Approved Job Mix Designs will specify

the target value for asphalt cement, additives, and the allowable temperature range for mixing.

Changes in the Job Mix Design warranted by changes in the source of asphalt cement, source of

aggregates, aggregate quality, aggregate gradation, or blend ratio shall be submitted by the Contracto

r in

the same manner as the original

submittal

. A new Job Mix Design will only apply to asphalt concrete

mixture produced after the Contractor

submittal

of the new aggregate gradation.

All mix designs after a Job Mix Design has been approved for the Type and Class of Asphalt Concrete wi

ll

be assessed a fixed fee of $1,500.00 each.

Approved Job Mix Designs will have the full tolerances shown in Table 401-2 applied and will not be

limited to the broad band listed in Table 703-3. Tolerances will not be applied to the largest sieve s

pecified.

Temporary pavement shall meet the minimum asphalt concrete mix design requirements for Asphalt

Concrete Type II, Class B.

Table

401

1

Asphaltic

Concrete

Mix

Design

Requirements

DESIGN PARAMETERS

CLASS

"A"

CLASS

"B"

CLASS

"C"

Stability, lbs.

1,800 min.

1,200 min.

750 min.

Flow, 0.01 inch (0.25 mm)

8

14

8

16

8

18

Voids in total mix, percent

3

5

3

5

2

5

Compaction, number of blows each side of test

specimen

75

50

35

Dust

asphalt ratio

*

0.6

1.4

0.6

1.4

N/A

Voids in the mineral aggregate (

VMA

),min.

Type I

Type II

Type III

12.0

13.0

14.0

11.0

12.0

13.0

N/A

N/A

N/A

*

Dust

asphalt ratio is defined as the percent of material passing the U.S. No. 200 sieve divided by the perc

ent

of asphalt (calculated by weight of mix).

401-2.02 AGGREGATES.

Aggregate shall conform to the requirements of Subsection 703-2.04.

Aggregates for asphalt concrete mixtures shall be divided into a minimum of 2 piles, one coarse and on

e

fine. If blend sand is used, it shall be an additional pile.

401-2.03 ASPHALT MATERIALS.

The grade of asphalt cement will be specified in the bid schedule.

The asphalt cement shall conform to the applicable requirements of Section 702. Asphalt cement may be

conditionally accepted at the source. Each batch of asphalt cement shall be tested for conformance to

specifications in Section 702 prior to shipping. Storage tanks used for the batch shall be noted on th

e test

report. Anti-strip additives required by the mix design shall be added to the asphalt cement during lo

ad out

for delivery to the project. A printed weight ticket of

antistrip

shall be included with the asphalt cement

delivery ticket. The location where

antistrip

is added may be changed with the approval of the Materials

Engineer

Shipping documents shall include the following:

1.

Manufacturers certificate of compliance, Subsection 106-1.05

2.

Conformance test results of the batch, Section 702.

3.

Manufacturer shall also certify:

a. Date and Time of loading

b. Batch number and storage tank

c. Type, grade, temperature, and quantity of materials loaded

d. Type and percent of anti-strip added.

If there is a change in the source of the asphalt cement, or if the kinematic viscosity (viscosity at

275

degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the asphal

t

cement supplied for the Job Mix Design by a factor of 2 (doubles or halves) or more, then operations s

hall

be suspended until a new Job Mix Design is submitted for approval.

401-2.04 ANTI-STRIP ADDITIVES.

Anti-strip agents shall be used in the proportions determined by

ATM T-14 and shall be included in the approved Job Mix Design. At least 70% of the aggregate shall

remain coated when tested in accordance with ATM T-14.

401-2.05 PROCESS QUALITY CONTROL.

It is expressly understood that the contractor is solely

responsible for the sampling and testing of material for process control of the asphalt concrete mixtu

re in

accordance with Subsection 106-1.02.

The Contractor shall employ a qualified person or company to perform process control testing. A proces

s

control plan shall be submitted at the project pre-construction conference in accordance with Subsecti

on

106-1.02. Failure to perform process control forfeits the Contractor's right to retests as provided fo

r in

Subsection 401-4.02.

A paving and plant control plan shall be submitted at a pre-paving meeting to be held a minimum of 5

working days prior to initiating paving operations. The paving and plant control plan shall address jo

int

construction, outline steps to assure product consistency, to minimize segregation, and to prevent pre

mature

cooling of the asphalt concrete mixture. This plan shall also include a proposed testing frequency for

gradation, asphalt cement content, and compaction.

CONSTRUCTION REQUIREMENTS

401-3.01 WEATHER LIMITATIONS.

The asphalt concrete mixture shall not be placed when it is

raining or when rain is imminent, on wet surfaces, on an unstable/yielding roadbed, when the base mate

rial

is frozen, or when weather conditions prevent proper handling or finishing of the mixture. No asphalt

concrete mixture for a leveling course shall be placed unless the surface temperature is 40 degrees

Fahrenheit or warmer and the ambient air is 35 degrees Fahrenheit or warmer.

401-3.02 EQUIPMENT.

All equipment shall be in good working order and free of asphalt concrete

mixture buildup. All equipment shall be available for inspection and demonstration of operation 24 hou

rs

prior to placement of asphalt concrete mix.

401-3.03 BITUMINOUS MIXING PLANTS.

The Contractor shall use an asphalt plant designed to

dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and

aggregates. The Contractor shall calibrate the asphalt mixing plant and furnish copies of the data to

the

Engineer at least 2 days prior to asphalt concrete mixture production.

The asphalt mixing plant shall have a scalping screen to prevent oversize material or debris from bein

g

incorporated into the asphalt concrete mixture. Aggregate and asphalt cement sampling locations meetin

g

OSHA safety requirements shall be provided.

Proportioning (batch) scales shall not be used for weighing material for payment. Weigh scales used in

conjunction with a storage silo may be used to weigh the final product for payment, provided the scale

s are

certified.

401-3.04 HAULING EQUIPMENT.

Trucks used for hauling asphalt mixtures shall have tight, clean,

smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime water solu

tion

or other manufactured asphalt release agent included on the Department's Approved Products List. Diese

l

fuel or fuel oil shall not be used as an asphalt release agent.

Each truck shall have a cover of canvas or other suitable material of such size as to protect the asph

alt

concrete mixture, when required, so that the mixture shall be delivered to the asphalt paver at the pr

oper

temperature.

401-3.05 ASPHALT PAVERS.

Asphalt pavers shall be self-propelled units provided with a heated

vibratory screed. Grade and cross slope shall be controlled through the use of automatic grade and slo

pe

control devices. The paver screed control system shall be automatically actuated by the use of an erec

ted

string line, mobile stringline (ski) on the high side of the paver at least 30 feet in length, or othe

r approved

grade follower. Grade control shall be used on either a) both the high and low sides or b) grade contr

ol on

the high side and slope control on the low side.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading

operation. The hopper shall be equipped with a distribution system to place the asphalt concrete mixtu

re

uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture

without tearing, shoving or displacing the asphalt concrete mixture. Screed extensions used for paving

a

constant width shall be heated and vibrated. Auger extensions shall be within 1.5 feet of the screed

extension on both sides.

The use of a Layton Box will be allowed on bike paths, sidewalks, pathways and medians.

401-3.06 ROLLERS.

The Contractor shall supply a sufficient number and weight of rollers to compact

the mixture to the required density while maintaining the pace of the paving

operations. Rollers shall be

static or vibratory steel wheel and pneumatic tire type rollers. The rollers shall be self propelled a

nd capable

of reversing without backlash. They shall be specifically designed to compact hot asphalt concrete mix

tures.

The use of equipment which results in crushing of the aggregate will not be permitted.

Pneumatic tire rollers shall be fully skirted, have an operating weight per tire of at least 3,000 pou

nds and

be operated in accordance with the manufacturer's instructions.

401-3.07 PREPARATION OF EXISTING SURFACE.

Existing surfaces shall be prepared in

conformance with the plans and specifications. Existing paved surfaces shall be cleaned of loose mater

ial

by sweeping with a power broom, supplemented by hand sweeping, if necessary.

Contact surfaces of curbing, gutters, manholes,

sawcut

pavement, and other structures shall be coated with

a uniform coating of tack coat material conforming to Section 402 prior to the asphalt concrete mixtur

e

being placed.

Surfaces which have received a prime coat shall be allowed to cure. Surfaces which have received an

emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixture.

401-3.08 PREPARATION OF ASPHALT.

A continuous supply of the asphalt cement shall be supplied

to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing

temperature.

401-3.09 PREPARATION OF AGGREGATES.

The aggregate for the asphalt concrete mixture shall

be heated and dried to a temperature compatible with the mix requirements specified. The burner on the

dryer shall be properly adjusted to avoid damage to the aggregate and to avoid the presence of unburne

d

fuel on the aggregate. Any asphalt concrete mixture in which soot or fuel is present shall be wasted a

nd no

payment made.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the asph

alt

concrete mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than

0.5% (by total weight of mix), as determined by ATM T-25.

401-3.10 MIXING.

The aggregate, asphalt cement and additives shall be combined in the mixer in the

amounts required by the Job Mix Design.

The materials shall be mixed such that a complete and uniform coating of the aggregate is obtained. Fo

r

batch plants, dry aggregate shall be in motion prior to the addition of asphalt cement. Wet mixing tim

e shall

be adequate to obtain 98% coated particles when tested in accordance with AASHTO T 195.

The temperature of the asphalt concrete mixture at the time of the mixing shall be as determined by th

e Job

Mix Design.

401-3.11 TEMPORARY STORAGE OF ASPHALT CONCRETE MIXTURE.

Asphalt concrete

mixture drawn from silo type storage bins shall conform to all of the requirements for asphalt concret

e

mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregat

ion, heat

loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or

stiffness of the mixture will be cause for rejection.

Rejected asphalt concrete mixture shall be disposed of by the Contractor at no cost to the State.

401-3.12 SPREADING AND PLACING.

The asphalt concrete mixture shall be laid upon a surface

approved by the Engineer, spread and struck off and compacted to the required compacted thickness.

Asphalt pavers shall be used to distribute the asphalt concrete mixture in lanes of such widths as to

hold

to a practical minimum the number of longitudinal joints required, subject to the requirements of Subs

ection

401-3.14. Asphalt pavers shall also be used to distribute asphalt concrete mixture for leveling course

unless

otherwise allowed.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finish

ing

equipment impracticable, the asphalt concrete mixture shall be spread, raked and luted by hand tools.

For

such areas the asphalt concrete mixture shall be placed to the required compacted thickness.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to t

he

same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor's

control, in order to prevent lane edge

dropoff

. When the outside pavement edge

dropoff

exceeds 2 inches,

approved material shall be placed against the pavement edge.

When multiple lifts are specified in the contract, the final lift shall not be placed until all lower

lifts throughout

that section, as defined by the Paving Plan, have been placed and accepted. Paving shall not begin unt

il all

adjacent curb has been poured and cured for 72 hours.

Asphalt concrete pavement to be placed over bridge deck membranes shall not be placed until the

membrane has cured according to the manufacturer's specifications. Vehicles, except the paving machine

and trucks hauling the asphalt concrete mixture for the overlay, shall not be operated on the membrane

.

Paving machines used on the membrane shall be rubber-tired or rubber-tracked. The Contractor shall

follow the manufacturer's published minimum and maximum temperature limitations for the asphalt concre

te

mixture. Vibratory rollers, with the vibrator engaged, shall not be used on bridge decks.

401-3.13 COMPACTION.

Immediately after the asphalt concrete mixture has been spread, struck-off

and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.

The target value for density will be 94% of the maximum specific gravity (MSG), as determined in

accordance with AASHTO T 209. For the first lot of each type of asphalt concrete pavement, the MSG

will be determined by the Job Mix Design. For additional lots, the MSG will be determined by the sampl

e

from the first

sublot

of the lot. Acceptance testing for field density will be determined in accordance with

ATM T-18 except that a minimum 6 inch diameter core is required. (Acceptance testing for field density

of leveling course or temporary pavement will not be done.)

The asphalt concrete pavement, including leveling course, shall receive a minimum of 3 complete passes

with a pneumatic-tired roller. A pass is defined as once over each point on the pavement surface.

Areas not accessible to the rollers shall be graded with rakes and lutes and compacted with mechanical

tampers. For depressed areas a trench roller may be used to achieve the required compaction.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled suffici

ently

to prevent indentation.

401-3.14 JOINTS.

Joints shall be constructed to ensure a continuous bond, texture, and smoothness

between adjacent sections of the pavement. The minimum specification limit for longitudinal joint dens

ity

will be 91 percent of the MSG of the panel completing the joint. The Contractor shall cut one 6 inch c

ore

centered on the longitudinal joint at each location the mat is cored for acceptance density testing. D

ensity

will be determined in accordance with ATM T-18.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with

a power driven saw.

Improperly formed joints resulting in surface irregularities shall be removed full depth, replaced wit

h new

material, and thoroughly compacted. Rolling of joints after the material has cooled below 150 degrees

Fahrenheit shall not be allowed. All pavement removal shall be precut to a neat line with a power driv

en

saw.

A tack coat of asphalt cement or asphalt emulsion shall be applied on all cold joints and allowed to b

reak

prior to placing any fresh asphalt concrete mixture against the joint. This work shall be completed by

the

Contractor just prior to paving.

Transverse joints shall be formed by saw cutting back on the previous run to expose the full depth of

the

course or by using a removable bulkhead. Transverse joints shall not be perpendicular to centerline, b

ut

at a skew between 15-25 degrees.

The longitudinal joints in one layer shall offset those in the layer immediately below by at least six

inches.

The joints shall be at centerline or lane lines. Where preformed marking tape striping is required, of

fset the

longitudinal joint in the top layer not more than 6

inches from the edge of stripe.

401-3.15 SURFACE TOLERANCE.

The surface of the Asphalt Concrete Pavement will be measured

after final rolling at selected locations using a 10 foot straightedge. The variation of the surface f

rom the

testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.

401-3.16 PATCHING DEFECTIVE AREAS.

Any asphalt concrete mixture that becomes contaminated

with foreign material, is segregated, or is in any way defective as determined by the Engineer shall b

e

removed. Skin patching will not be permitted. Defective materials shall be removed for the full thickn

ess

of the course. The pavement shall be cut so that the sides are parallel to the direction of traffic an

d so that

the edges are vertical. Edges shall be coated with a tack coat of material conforming to Section 402 a

nd

allowed to cure. Fresh asphalt concrete mixture shall be placed in sufficient quantity so that the fin

ished

surface will conform to grade and smoothness requirements. The asphalt concrete mixture shall be

compacted to the density specified. All costs associated with the patching of defective areas shall be

borne

by the Contractor.

Any asphalt concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any oth

er

way defective shall be removed and replaced with fresh hot asphalt concrete mixture, which shall be

compacted to conform with the surrounding area. Any area showing an excess or deficiency of asphalt

cement shall be removed and replaced.

401-4.01 METHOD OF MEASUREMENT.

The asphalt concrete mixture will be measured by the ton

or by the square yard in accordance with Section 109. The tonnage used will be the tons used in the

accepted pavement and no deduction will be made for the weight of asphalt cement material and

anti-stripping additive in the mixture.

The weight of asphalt cement will be calculated using the percent of asphalt cement for each

sublot

multiplied by the total tonnage represented by that

sublot

. Percent of asphalt cement will be determined by

ATM T-23, or AASHTO T308. The same tests used for the acceptance testing of the

sublot

will be used

for computation of the asphalt cement quantity.

No payment will be made for any asphalt cement in excess of 0.4% above the optimum asphalt content

specified in the Job Mix Design.

Longitudinal joints will be measured by the yard. The distance measured will be in both directions fro

m a

longitudinal joint core location to a point equal distant to the next longitudinal joint core.

401-4.02 ACCEPTANCE SAMPLING AND TESTING.

The quantity of each type of asphalt concrete

mixture produced and placed shall be divided into lots and the lots evaluated individually for accepta

nce.

The Department has the exclusive right and responsibility for determining the acceptability of all mat

erials

incorporated into the project. Acceptance sampling and testing shall be performed by the Engineer. The

results of the acceptance testing performed by the Engineer will be made available to the Contractor w

ithin

seven working days from the date of sampling.

A lot will normally be 5,000 tons. The lot will be divided into

sublots

of 500 tons, each randomly sampled

and tested for asphalt cement content, density, and gradation in accordance with this subsection. If t

he

project has more than one lot and less than eight additional

sublots

have been sampled at the time a lot is

terminated, the material in the shortened lot will be included as part of the prior lot and the price

adjustment

computed for the prior lot shall include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, they will be considered a

s a lot

and the price adjustment will be based on the actual number of test results (excluding outliers) in th

e

shortened lot.

If the contract quantity is between 1,000 tons and 4,999 tons, the contract quantity will be considere

d one

lot. The lot will be divided into 5 equal

sublots

and randomly sampled for asphalt cement content, density,

and gradation in accordance with this subsection. The Engineer shall select one sample for every 1,000

tons

of mix, or majority portion thereof, for testing. If the test result(s) conform to the specification l

imits, the lot

will be accepted and the weight of asphalt cement for the lot will be calculated from the average of t

he

asphalt cement content tests performed. If only one asphalt cement content test is performed, the weig

ht

of asphalt cement for the lot will be calculated from that one test result. If any of the test results

fail to

conform to specification limits, the

remaining samples will be tested and the lot evaluated for price adjustment in accordance with Sub-sec

tion

401-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt ceme

nt

content and density.

If the contract quantity is less than 1,000 tons, asphalt concrete pavement will be accepted for payme

nt

based on the Engineer's approval of a Job Mix Design and the placement and compaction of the asphalt

concrete pavement to the specified depth and finished surface requirements and tolerances. Any area of

finished surfacing that is segregated, fails to meet surface tolerance requirements, cools to below 15

0

degrees Fahrenheit prior to completing compaction, or is in any other way defective, shall be removed

and

replaced with new asphalt concrete pavement. Removal and replacement of defective pavement shall be

at no additional cost to the Department.

Samples taken for the determination of asphalt cement content will be taken from behind the screed pri

or

to initial compaction, or at the end of the auger. Asphalt cement content shall be determined by ATM T

-23,

or AASHTO T308. With AASHTO T308, the moisture content will be determined by ATM T-25.

Samples taken for the determination of aggregate gradation from drum mix plants will be from the combi

ned

aggregate cold feed conveyor via a sampling device, or from the stopped conveyor belt, or from asphalt

concrete mixture samples taken from the same location as samples for the determination of asphalt ceme

nt

content. The aggregate gradation for samples from the conveyor system will be determined according to

ATM T-7. For asphalt concrete mixture samples, the gradation will be determined in accordance with

AASHTO T 30 from the aggregate remaining after the ignition oven (AASHTO T308) has burned off the

asphalt cement.

Cold-feed conveyor sampling devices shall divert aggregate from the full width of the conveyor system

and

shall be maintained to provide a representative sample of the aggregate incorporated into the asphalt

concrete mixture.

Samples taken for the determination of aggregate gradation from batch plants will be from the same loc

ation

as samples for the determination of asphalt cement content, or from dry batched aggregates. The dry

batched aggregate gradation will be determined according to ATM T-7. For asphalt concrete mixture

samples, the gradation will be determined in accordance with AASHTO T 30 from the aggregate remaining

after the ignition oven (AASHTO T308) has burned off the asphalt cement, or from aggregate extracted

in accordance with ATM T-16.

Within 24 hours of final rolling, the Contractor shall cut full depth samples from the finished mat li

ft for

density acceptance testing. One core sample with a minimum diameter of 6 inches shall be taken from ea

ch

sublot

. The samples shall be neatly cut by a core drill at the randomly selected locations marked by the

Engineer. ATM T-18 will be used to determine density. No samples shall be cut from asphalt concrete ma

ts

on bridge decks. Failure to cut core samples for density acceptance testing within the specified perio

d will

result in a penalty of $100.00 per sample per day. The accrued amount will be subtracted from the

Contractor's payment for asphalt concrete pavement.

All voids left by sampling shall be backfilled with new asphalt concrete mixture and compacted within

24

hours of sampling. Failure to backfill voids left by sampling in the specified period will result in a

penalty

of $100.00 per hole per day. The accrued amount will be subtracted from the Contractor's payment for

asphalt concrete pavement.

The Contractor may request a retest of any sample not within specification limits. This request shall

be in

writing and delivered to the Engineer within 7 days of receipt of the initial test result. Verbal requ

ests with

the written request to be delivered after the specified 7 days will not be accepted. The sample(s) for

retesting shall be taken within 24 hours of the notice to the Engineer requesting the retest(s). The E

ngineer

will mark the sample location for the retest. Failure to provide the sample(s) for retesting within th

e

specified period forfeits the right for a retest for the affected sample(s). The original test result

will be

discarded and the retest result will be used in the price adjustment calculation regardless of whether

the

retest result gives a higher or lower pay factor. Only one retest per sample will be allowed.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.

The following method of price

adjustment will be applied to each type of Asphalt Concrete Pavement for which the contract quantity

equals or exceeds 5,000 tons, except as defined in Subsection 401-4.02. The longitudinal joint density

price adjustment will apply when Asphalt Concrete Pavement quantities are equal to or greater than 100

0

tons.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality L

evel

Analysis - Standard Deviation (Specification Conformance Analysis) Method using the procedures listed

to determine the total estimated percent of the lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in acco

rdance

with SP-7, the Standard Practice for Determination of Outlier Test Results. Outlier test results shall

not be

included in the price adjustment calculations. If any sieve size on a gradation test, or the asphalt c

ement

content is an outlier, then the gradation test results and the asphalt cement content results for that

sample

will not be included in the price adjustment. The density test results for that sample will be include

d in the

price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price ad

justment but

the gradation and asphalt cement content results for that sample will be included provided neither is

an

outlier.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating

the

percent compliance to a specification and is affected by shifts in the arithmetic mean   and by the sa

mple

standard deviation (s). Analysis of test results will be based on an Acceptable Quality Level (

AQL

) of

95.0% and a contractor's risk of 5.0% unless otherwise specified.

AQL

may be viewed as the lowest

percent within the specification limits of a material that is acceptable as a process average and rece

ive

100% pay. The contractor's risk is the probability that when the Contractor is producing material at e

xactly

the

AQL

, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained. The maxim

um

pay factor obtainable is 1.05. The maximum pay factor for the largest sieve size specification for gra

dation

will be 1.00. The price adjustment is based on the lowest of two pay factors. The first factor is a co

mposite

pay factor for asphalt concrete mixture which includes gradation and asphalt cement content. The secon

d

factor is a separate pay factor for density.

A lot containing material with less than a 1.00 pay factor, may be accepted at an adjusted price provi

ded

the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.

A lot containing material that fails to obtain at least a 0.75 pay factor will be rejected in accordan

ce with

Subsection 105-1.11. The Contractor may submit a written request for acceptance of the material at a

reduced price or approved correction. Such a request shall include an engineering analysis showing

expected effects on performance. The Engineer will determine whether or not the material may remain in

place at the reduced price.

The Engineer can reject material which appears to be defective based on visual inspection. Such reject

ed

material shall not be used in the work. No payment will be made for the materials rejected by the Engi

neer.

Quality Level Analysis Procedures for computation of composite pay factor are as follows:

1.

Eliminate test results found to be outliers by SP

7 (the Standard Practice for Determination of

Outlier Test Results) and any test results on material not incorporated into the work from the quality

level analysis.

Determine the arithmetic mean

of the remaining test results:

Where:

= summation of

x

= individual test value to

x

n

n

= total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the #200

sieve.

is rounded to the nearest hundredth for asphalt cement content and

the #200 sieve.

2.

Compute the sample standard deviation (s) after the outliers have been excluded:

Where:

(x

2

)

=

summation of the squares of individual test values.

(

x

)

2

=

square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density

and all sieve sizes except the #200 sieve. The sample standard deviation (s) is

rounded to the nearest 0.001 for asphalt cement content and the #200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and all sieve

sizes except the #200 sieve. Use s = 0.020 for asphalt cement content and the #200 sieve.

3.

Compute the Upper Specification Limit (

USL

) and Lower Specification Limit (

LSL

). For

aggregate gradation and asphalt cement content, the Specification Limits (

USL

and

LSL

) are equal

to the Target Value (TV) plus and minus the allowable tolerances in Table 401

2. The tolerances

for the largest sieve specified will be plus 0% and minus 1%. The TV is the specification value

defined by the Job Mix Design. The TV for density is 94% of the maximum specific gravity (MSG),

the

LSL

is 92% of MSG and the

USL

is 98%.

4.

Compute the Upper Quality Index (

Q

U

):

Where:

USL

= Upper Specification Limit

Q

U

is rounded to the nearest hundredth.

5.

Compute the lower quality index (

Q

L

):

Where:

LSL

= Lower Specification Limit

Q

L

is rounded to the nearest hundredth.

6.

Determine P

U

(percent within the upper specification limit which corresponds to a given

Q

U

) from

Table 401

3.

7.

Determine P

L

(percent within the lower specification limit which corresponds to a given

Q

L

) from

Table 401

3.

8.

Determine the Quality Level (the total percent within specification limits) for aggregate gradation,

asphalt cement content, and density.

QL

= (P

L

+ P

U

)

100

9.

Using the Quality Levels from Step 8, determine the lot Density Pay Factor (

DPF

) and gradation

and asphalt cement content pay factors (PF) from Table 401

4.

10.

Compute the asphalt concrete mixture Composite Pay Factor (

CPF

) for asphalt content and

gradation using the following formula:

Table 401

5 is used to determine the weight factor (f) for each sieve size, and asphalt cement content.

Table 401

2

LOWER SPECIFICATION LIMIT (

LSL

) and UPPER SPECIFICATION LIMIT (

USL

)

Measured Characteristics

LSL

USL

3/4 inch

TV

6.0

TV+6.0

1/2

inch

TV

6.0

TV+6.0

3/8 inch

TV

6.0

TV+6.0

No. 4

TV

6.0

TV+6.0

No. 8

TV

6.0

TV+6.0

No. 16

TV

5.0

TV+5.0

No. 30

TV

4.0

TV+4.0

No. 50

TV

4.0

TV+4.0

No. 100

TV

3.0

TV+3.0

No. 200

TV

2.0

TV+2.0

Asphalt %

TV

0.40

TV+0.40

Density

92%

98%

TABLE 401

3

Upper Quality Index (

Q

U

) or Lower Quality Index (

Q

L

)

P

U

or P

L

n = 3

n = 4

n = 5

n = 6

n = 7

n = 8

n = 9

n = 10

to

n = 11

n = 12

to

n = 14

n = 15

to

n = 18

100

1.16

10.0

1.48

10.0

1.68

10.0

1.81

10.0

1.90

10.0

1.96

10.0

2.01

10.0

2.05

10.0

2.10

10.0

2.15

10.0

99

1.45

1.47

1.61

1.67

1.71

1.80

1.77

1.89

1.82

1.95

1.85

2.00

1.87

2.04

1.92

2.09

1.94

2.14

98

1.15

1.42

1.44

1.55

1.60

1.63

1.70

1.68

1.76

1.71

1.81

1.73

1.84

1.75

1.86

1.78

1.91

1.80

1.93

97

1.39

1.41

1.50

1.54

1.56

1.62

1.60

1.67

1.62

1.70

1.64

1.72

1.66

1.74

1.68

1.77

1.69

1.79

96

1.14

1.36

1.38

1.45

1.49

1.50

1.55

1.53

1.59

1.55

1.61

1.56

1.63

1.57

1.65

1.59

1.67

1.60

1.68

95

1.33

1.35

1.40

1.44

1.44

1.49

1.47

1.52

1.48

1.54

1.49

1.55

1.50

1.56

1.51

1.58

1.52

1.59

94

1.13

1.30

1.32

1.36

1.39

1.39

1.43

1.41

1.46

1.42

1.47

1.43

1.48

1.44

1.49

1.45

1.50

1.45

1.51

93

1.27

1.29

1.32

1.35

1.34

1.38

1.36

1.40

1.37

1.41

1.37

1.42

1.38

1.43

1.38

1.44

1.39

1.44

92

1.12

1.24

1.26

1.28

1.31

1.30

1.33

1.31

1.35

1.31

1.36

1.32

1.36

1.32

1.37

1.33

1.37

1.33

1.38

91

1.11

1.21

1.23

1.24

1.27

1.25

1.29

1.26

1.30

1.26

1.30

1.27

1.31

1.27

1.31

1.27

1.32

1.28

1.32

90

1.10

1.18

1.20

1.20

1.23

1.21

1.24

1.21

1.25

1.22

1.25

1.22

1.26

1.22

1.26

1.22

1.26

1.23

1.27

89

1.08

1.09

1.15

1.17

1.16

1.19

1.17

1.20

1.17

1.20

1.17

1.21

1.17

1.21

1.18

1.21

1.18

1.21

1.18

1.22

88

1.07

1.12

1.14

1.13

1.15

1.13

1.16

1.13

1.16

1.13

1.16

1.13

1.16

1.13

1.17

1.13

1.17

1.13

1.17

87

1.05

1.06

1.09

1.11

1.09

1.12

1.09

1.12

1.09

1.12

1.09

1.12

1.09

1.12

1.09

1.12

1.09

1.12

1.09

1.12

86

1.04

1.06

1.08

1.06

1.08

1.05

1.08

1.05

1.08

1.05

1.08

1.05

1.08

1.05

1.08

1.05

1.08

1.05

1.08

85

1.02

1.03

1.03

1.05

1.02

1.05

1.02

1.04

1.01

1.04

1.01

1.04

1.01

1.04

1.01

1.04

1.01

1.04

1.01

1.04

84

1.01

1.00

1.02

0.99

1.01

0.98

1.01

0.98

1.00

0.97

1.00

0.97

1.00

0.97

1.00

0.97

1.00

0.97

1.00

83

0.98

1.00

0.97

0.99

0.96

0.98

0.95

0.97

0.94

0.97

0.94

0.96

0.94

0.9

6

0.9

3

0.96

0.93

0.96

0.93

0.9

6

82

0.97

0.94

0.96

0.92

0.95

0.91

0.94

0.91

0.93

0.90

0.93

0.90

0.93

0.90

0.92

0.90

0.92

0.89

0.92

81

0.94

0.96

0.91

0.93

0.89

0.91

0.88

0.90

0.87

0.90

0.87

0.89

0.87

0.89

0.86

0.89

0.86

0.89

0.86

0.88

80

0.92

0.93

0.88

0.90

0.86

0.88

0.85

0.87

0.84

0.86

0.83

0.86

0.83

0.86

0.83

0.85

0.83

0.85

0.82

0.85

79

0.90

0.91

0.85

0.87

0.83

0.85

0.81

0.84

0.81

0.83

0.80

0.82

0.80

0.82

0.80

0.82

0.79

0.82

0.79

0.81

78

0.88

0.89

0.82

0.84

0.79

0.82

0.78

0.80

0.77

0.80

0.77

0.79

0.77

0.79

0.76

0.79

0.76

0.78

0.76

0.78

77

0.85

0.87

0.79

0.81

0.76

0.78

0.75

0.77

0.74

0.76

0.74

0.76

0.73

0.76

0.73

0.75

0.73

0.75

0.72

0.75

76

0.83

0.84

0.76

0.78

0.73

0.75

0.72

0.74

0.71

0.73

0.71

0.73

0.70

0.72

0.70

0.72

0.70

0.72

0.69

0.71

75

0.80

0.82

0.73

0.75

0.70

0.72

0.69

0.71

0.68

0.70

0.67

0.70

0.67

0.69

0.67

0.69

0.67

0.69

0.66

0.68

74

0.77

0.79

0.70

0.72

0.67

0.69

0.66

0.68

0.65

0.67

0.64

0.66

0.64

0.66

0.64

0.66

0.63

0.66

0.63

0.65

73

0.75

0.76

0.67

0.69

0.64

0.66

0.63

0.65

0.62

0.64

0.61

0.63

0.61

0.63

0.61

0.63

0.60

0.62

0.60

0.62

72

0.72

0.74

0.64

0.66

0.61

0.63

0.60

0.62

0.59

0.61

0.58

0.60

0.58

0.60

0.58

0.60

0.58

0.59

0.57

0.59

71

0.69

0.71

0.61

0.63

0.58

0.60

0.57

0.59

0.56

0.58

0.56

0.57

0.55

0.57

0.55

0.57

0.55

0.57

0.54

0.56

70

0.66

0.68

0.58

0.60

0.55

0.57

0.54

0.56

0.53

0.55

0.53

0.55

0.52

0.54

0.52

0.54

0.52

0.54

0.51

0.53

69

0.63

0.65

0.55

0.57

0.52

0.54

0.51

0.53

0.50

0.52

0.50

0.52

0.49

0.51

0.49

0.51

0.49

0.51

0.49

0.50

68

0.60

0.62

0.52

0.54

0.48

0.51

0.48

0.50

0.47

0.49

0.47

0.49

0.47

0.48

0.46

0.48

0.46

0.48

0.46

0.48

67

0.57

0.59

0.49

0.51

0.46

0.47

0.45

0.47

0.45

0.46

0.44

0.46

0.44

0.46

0.44

0.45

0.43

0.45

0.43

0.45

66

0.53

0.56

0.46

0.48

0.44

0.45

0.42

0.44

0.42

0.44

0.41

0.43

0.41

0.43

0.41

0.43

0.41

0.42

0.40

0.42

65

0.50

0.52

0.43

0.45

0.41

0.43

0.40

0.41

0.39

0.41

0.39

0.40

0.38

0.40

0.38

0.40

0.38

0.40

0.38

0.39

64

0.47

0.49

0.40

0.42

0.38

0.40

0.37

0.39

0.36

0.38

0.36

0.38

0.36

0.37

0.35

0.37

0.35

0.37

0.35

0.37

63

0.44

0.46

0.37

0.39

0.35

0.37

0.34

0.36

0.33

0.35

0.33

0.35

0.33

0.35

0.33

0.34

0.32

0.34

0.32

0.34

62

0.40

0.43

0.34

0.36

0.32

0.34

0.31

0.33

0.31

0.32

0.30

0.32

0.30

0.32

0.30

0.32

0.30

0.31

0.30

0.31

61

0.37

0.39

0.31

0.33

0.29

0.31

0.28

0.30

0.28

0.30

0.28

0.29

0.27

0.29

0.27

0.29

0.27

0.29

0.27

0.29

60

0.33

0.36

0.28

0.30

0.26

0.28

0.26

0.27

0.25

0.27

0.25

0.27

0.25

0.26

0.25

0.26

0.24

0.26

0.24

0.26

59

0.30

0.32

0.25

0.27

0.24

0.25

0.23

0.25

0.22

0.24

0.22

0.24

0.22

0.24

0.22

0.24

0.22

0.23

0.22

0.23

58

0.26

0.29

0.22

0.24

0.21

0.23

0.20

0.22

0.20

0.21

0.20

0.21

0.19

0.21

0.19

0.21

0.19

0.21

0.19

0.21

57

0.23

0.25

0.19

0.21

0.18

0.20

0.17

0.19

0.17

0.19

0.17

0.19

0.17

0.18

0.17

0.18

0.17

0.18

0.16

0.18

56

0.19

0.22

0.16

0.18

0.15

0.17

0.15

0.16

0.14

0.16

0.14

0.16

0.14

0.16

0.14

0.16

0.14

0.16

0.14

0.15

55

0.15

0.18

0.13

0.15

0.12

0.14

0.12

0.14

0.12

0.13

0.12

0.13

0.11

0.13

0.11

0.13

0.11

0.13

0.11

0.13

54

0.12

0.14

0.10

0.12

0.09

0.11

0.09

0.11

0.09

0.11

0.09

0.11

0.09

0.10

0.09

0.10

0.09

0.10

0.09

0.10

53

0.08

0.11

0.07

0.09

0.07

0.08

0.06

0.08

0.06

0.08

0.06

0.08

0.06

0.08

0.06

0.08

0.06

0.08

0.06

0.08

52

0.05

0.07

0.04

0.06

0.04

0.06

0.04

0.05

0.04

0.05

0.04

0.05

0.04

0.05

0.04

0.05

0.04

0.05

0.04

0.05

51

0.01

0.04

0.01

0.03

0.01

0.03

0.01

0.03

0.01

0.03

0.01

0.03

0.01

0.03

0.01

0.03

0.01

0.03

0.01

0.03

50

0.00

0.00

0.00

0.00

0.00

0.00

0.00

0.00

0.00

0.00

NOTE:

For n

ega

tive values of

Q

U

or

Q

L

, use absolute values of

Q

U

or Q

L

. P

U

or P

L

is then equal to 100 minus the table value

of P

U

o

r P

L

.

Pay Factor

n = 3

n = 4

n = 5

n = 6

n = 7

n = 8

n = 9

n = 10

to

n = 11

n = 12

to

n = 14

n = 15

to

n = 18

1.05

100

100

100

100

100

100

100

100

100

100

1.04

90

99

91

99

92

99

93

99

93

99

93

99

94

99

94

99

95

99

95

99

1.03

80

89

85

90

87

91

88

92

89

92

90

92

91

93

91

93

92

94

93

94

1.02

75

79

80

84

83

86

85

87

86

88

87

89

88

90

88

90

89

91

90

92

1.01

71

74

77

79

80

82

82

84

84

85

85

86

85

87

86

87

87

88

88

89

1.00

68

70

74

76

78

79

80

81

81

83

82

84

83

84

84

85

85

86

86

87

0.99

66

67

72

73

75

77

77

79

79

80

80

81

81

82

82

83

83

84

85

0.98

64

65

70

71

73

74

75

76

77

78

78

79

79

80

80

81

81

82

83

84

0.97

62

63

68

69

71

72

74

75

76

77

78

78

79

80

81

82

0.96

60

61

66

67

69

70

72

73

73

74

75

76

76

77

77

78

79

80

0.95

59

64

65

68

70

71

72

73

74

74

75

75

76

77

78

79

0.94

57

58

63

66

67

68

69

70

71

72

73

74

75

76

77

0.93

56

61

62

65

67

69

70

71

71

72

72

73

74

75

76

0.92

55

60

63

64

65

66

67

68

69

70

71

72

73

74

0.91

53

54

58

59

62

64

66

67

68

68

69

69

70

71

73

0.90

52

57

60

61

63

64

65

66

67

68

70

71

72

0.89

51

55

56

59

61

62

63

64

65

66

67

68

69

70

0.88

50

54

57

58

60

62

63

64

65

65

66

67

69

0.87

48

49

53

56

58

59

60

61

62

63

64

66

67

68

0.86

47

51

52

55

57

59

60

61

62

63

64

65

66

0.85

46

50

53

54

56

58

59

60

61

61

62

63

65

0.84

45

49

52

55

56

57

58

59

60

62

64

0.83

44

48

51

53

54

55

57

58

59

61

63

0.82

42

43

46

47

50

52

54

55

56

57

58

60

61

62

0.81

41

45

48

49

51

53

54

56

57

58

59

60

0.80

40

44

47

50

52

53

54

55

55

56

57

59

0.79

38

39

43

46

48

49

50

51

52

53

54

56

58

0.78

37

41

42

45

47

49

51

52

53

55

57

0.77

36

40

43

44

46

48

50

51

52

54

56

0.76

34

35

39

42

45

47

48

49

50

51

53

55

0.75

33

38

41

44

46

47

49

50

51

52

53

54

0

0

32

0

37

0

40

0

43

0

45

0

46

0

48

0

49

0

50

0

52

Table 401

5

WEIGHT FACTORS

Gradation

Factor "f"

No. 3/4 inch sieve

4

No.

1/2

inch sieve

4

No. 3/8 inch sieve

4

No. 4

4

No. 8

4

No. 16

5

No. 30

5

No. 50

5

No. 100

5

No. 200

20

Asphalt %

40

401-5.01 BASIS OF PAYMENT.

The accepted quantity will be paid for at the contract unit price for

the pay item listed below, complete in place.

Tack coat will be subsidiary to asphalt cement unless specified as a pay item.

Anti-stripping additives will be subsidiary to Item 401(1), Asphalt Concrete Pavement.

The Asphalt Price Adjustment will be the sum of the price adjustments for each lot and added to the

Contractor's payment for Asphalt Concrete. The fees accrued for subsequent Job Mix Design evaluations

as outlined in Subsection 401

2.01 will be subtracted from the Contractor's payment. The price adjustment

will be based on either the Composite Pay Factor (

CPF

) or Density Pay Factor (

DPF

), whichever is the

lowest value. A change order/directive is not required for the asphalt price adjustment pay item. The

price

adjustment for each individual lot shall be calculated as follows:

Price Adjustment = [(

CPF

or

DPF

)

*

1] x (tons in lot) x (

PAB

)

PAB

= Price Adjustment Base = $51.50/Ton

*

Composite Pay Factor (

CPF

) or Density Pay Factor (

DPF

) whichever

is lower value.

Longitudinal joint densities less than 91 percent of MSG, as defined is Subsection 401-3.14, will be

measured in accordance with Subsection 401-4.01 and assessed a price adjustment of $1.00 per yard.

The accrued amount will be accounted for under Item 401(5) Asphalt Price Adjustment.

A separate price adjustment for pavement smoothness as measured in accordance with Subsection

401-3.15 will be calculated in accordance with Table 401-6 and applied under Item 401(5) Asphalt Price

Adjustment

.

TABLE 401

6

Average Profile Index (

PrI

)

(Inches per Lane Mile)

Adjustment to

Item 401(5) Asphalt Price Adjustment

for pavement smoothness

0.0 to 3.9

Add $5,000 multiplied by (4.0

PrI

)

4.0 to 6.0

No Adjustment

6.1 and greater

Deduct $5,000 multiplied by (

PrI

6.0)

but not to exceed $10,000

Payment will be made under:

Pay Item No

.

Pay Item

Pay Unit

401(1)

Asphalt Concrete Pavement, Type___, Class ___

Ton

401(2)

___ Asphalt Cement

Ton

401(3)

Asphalt Concrete Pavement, Type___, Class___

Square Yard

401(5)

Asphalt Price Adjustment

Contingent Sum

401(6)

Temporary Pavement

Ton

When more than one type of Asphalt Concrete Pavement or Asphalt Cement appears on the plans and

bid schedule, letter suffixes will be included within the parentheses of the pay item numbers in order

to

differentiate between different types.

Separate payment will not be made for asphalt cement, or anti

strip additives for Item 401(6),

Temporary Pavement; or asphalt concrete for leveling course. Price adjustments will also not apply to

Item 401(6), Temporary Pavement; asphalt concrete for leveling course; or Item 401(1), Asphalt

Concrete Pavement, when total quantities are less than 5,000 tons except as defined in Subsection

401

4.02.

(7/31/00)

R199

SECTION 402

TACK COAT

Special Provisions

402-2.01 ASPHALT MATERIAL.

Delete

"CSS

1"

and

substitute

"STE

1".

402-3.04 DILUTION OF ASPHALT MATERIAL.

Delete

this

subsection

in

its

entirety

.

402-3.05 APPLICATION OF ASPHALT MATERIAL.

Delete

the

first

paragraph

and

substitute

the

following

: The tack coat shall be uniformly applied with a pressure distributor at a rate of 0.02 to

0.10 gallons per square yard, as directed.

402-4.01 METHOD OF MEASUREMENT.

Delete this subsection in its entirety and substitute the

following

: The asphalt material for tack coat will be measured by the ton in accordance with Section

109.

402-5.01 BASIS OF PAYMENT.

Add

the

following

pay

item

:

Pay Item No.

Pay Item

Pay Unit

402(2)

STE

1 Asphalt for Tack Coat

Ton

(2/26/93)

R33

SECTION 501

STRUCTURAL CONCRETE

501-1.01  DESCRIPTION.

Add

the

following

: Excavation and backfill shall be in accordance with

Section 205.

501-2.01  MATERIALS.

Add

the

following

to

the

list

of

material

specifications

:

Reinforcing Steel (Grade 60)

709

2.01

Structural Steel

716

501-3.01 PROPORTIONING.

Revise

this

subsection

as

follows

: In Table 501-1 Class of Concrete,

under the category Coarse Aggregate Gradation, AASHTO M43, provide either the No. 57 or the No.

67 gradation for Class A, S and W concrete.

In the second paragraph under Item 3, replace

"

Polysar

1186"

with

"

Styrofan

1186". (5/12/89)

M14

Under Item 1., Determining the Proportions and Batch Weights, add the following to the second paragrap

h:

Material properties shall be determined in accordance with the following test methods:

Property

Test Method

Slump

AASHTO T 119

Air Content

ATM T

8

Compressive Strength

AASHTO T 22

Unit Weight

AASHTO T 121

Cement Content

AASHTO T 121

(7/2/93)

M51

501-3.02 BATCHING.

Add

the

following

to

item

No.

5

,

Batching

: Furnish the mix design number and

a list of all ingredients, their individual weights, moisture contents of the various aggregates and t

he individual

truck water meter reading when batched, with each truck load or batch of concrete supplied. (7/2/93)

S54

501-3.06 PLACING CONCRETE.

Replace

the

last

sentence

of

Item

2

.

Pumping

Concrete

with

the

following

: Concrete samples for testing shall be taken at the discharge end of the pipe. The Contractor shall

provide the necessary samples of concrete as directed. (7/2/93)

S65

501-4.01  METHOD OF MEASUREMENT.

Delete the fourth paragraph

.

Add the following

:

The quantity of cast

in

place concrete walls to be paid for will be the actual volume

accepted in place in the finished structure, not to exceed the limits shown on the plans or ordered in

writing.

SECTION 503

REINFORCING STEEL

Special Provisions

503-1.01 DESCRIPTION.

Add the following

: This work will also include the epoxy coating of

appropriate reinforcing steel bars. All reinforcing steel in the exposed vertical face of a retaining

wall facing

the roadway, coping, and as noted on the plans shall be epoxy coated. (2/8/96)

R38

Standard Modifications

503-3.05  SPLICING.

Delete the first and second paragraphs and substitute the following:

Lap splices

for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)

M17

Special Provisions

503-5.01 BASIS OF PAYMENT.

Add the following

: If epoxy coating the reinforcing steel is required,

it will be a subsidiary obligation and no separate payment will be made.  (2/8/96)

R38

Add the following section:

:

SECTION 511

MODULAR BLOCK RETAINING WALLS

Special Provisions

511-1.01 DESCRIPTION.  The Modular Block Retaining Walls shall be constructed at the locations shown on the plans and as provided in these specifications. The Modular Block Retaining Walls to be constructed shall consist of a precast modular masonry product specifically engineered for the retention of earth.  The modular units shall be a gravity system and shall lock together vertically by pins.  The pins shall also be connected to geogrid reinforcement where indicated in the plans.

The Contractor shall submit Modular Block Retaining Wall literature and any working drawings necessary to augment the wall system shown in the plans in accordance with the provisions in Subsection 105-1.02 of the Standard Specifications for approval.  The Contractor shall verify the existing ground elevations at the site before preparing the final working drawings. Said working drawings shall contain all information required for the proper construction of the system and any required revisions or additions to drainage or other facilities. The working drawings shall be supplemented with calculations for the particular installation. Said working drawings and calculations shall demonstrate the internal stability as well as the external stability of the modular block retaining wall.

The Contractor may submit an alternate modular block system for approval.  The submittal for the alternate modular block retaining wall shall include complete working drawings for the alternate wall system in accordance with the provisions in Subsection 105 1.02 of the Standard Specifications. The Contractor shall verify the existing ground elevations and conditions at the site before preparing the final working drawings. Said working drawings shall contain all information required for the proper construction of the system and any required revisions or additions to drainage or other facilities. The working drawings shall be supplemented with calculations for the particular installation. Said working drawings and calculations shall demonstrate the internal stability as well as the external stability of the modular block retaining wall and shall be signed and sealed by an Engineer who is registered as a Civil Engineer in the State of Alaska. The Contractor shall allow the Engineer 3 weeks to review the working drawings and calculations after a complete set of working drawings and calculations are submitted by the Contractor.

Heights, lengths, and depths of Modular Block Retaining Wall systems may vary somewhat from, but shall not be less than those shown on the plans.

The height and length to be used for any system shall be the minimum for the system that will effectively retain the earth behind the structure for the loading conditions,  profile, or slope lines shown on the plans or on the approved working drawings. In addition, if the plans show limiting parameters for the systems, the system selected shall conform to those parameters.

The construction of the Modular Block Retaining Wall system shall conform to the details shown on the plans and shall be constructed in accordance with the manufacturers instructions.  The supplier shall provide technical assistance and training to the Contractor.  The Contractor shall provide evidence of prior installation experience with the specific product being used.

511-2.01 MATERIALS. Materials furnished for the Modular Block Retaining Walls shall conform to the following:

GENERAL. The Contractor shall make his own arrangements to purchase and/or manufacture the precast modular block units, geogrid, attachment devices, and all other necessary components from sources listed in these specifications and as shown on the contract plans. Materials not conforming to the plans, specifications or from sources not listed in the contract documents, shall not be used without written consent from the Engineer.

A.	Modular Block Units. The units shall be precast in conformance with the manufacturer's requirements and the following additions:

1.	Handling, Storage and Shipping: All units shall be handled, stored, and shipped in such a manner as to protect them from chipping, discoloration, cracks, and fractures.

2.	Rejection: Units shall be rejected because of failure to meet any of the requirements specified above. In addition, any of the following defects shall be sufficient cause for rejection.

(a)	Defects caused by faulty casting.

(b)	Defects indicating honeycombed or open texture concrete.

(c)	Cracked or severely chipped units.

(d)	Unreasonable color variation on front face of unit.

3.	Color:  Block color shall be buff.  Contractor shall submit samples of colors for approval by the Project Landscape Architect.

B.	Coping. The coping shall be fabricated in conformance with Section 501, with the following exceptions and additions:

1.	The Portland cement concrete shall conform to Class A with a 3,000 psi compressive strength at 28 days.

2.	Concrete Finish and Tolerances: The concrete surface of the exposed faces shall have a smooth faced finish surface. All exposed exterior edges shall have a 3/4" chamfer.  The galvanized steel post sleeves or other galvanized devices shall not contact or be attached to the coping reinforcement steel.

3.	Reinforcing steel for the coping shall be epoxy coated and conform to AASHTO M31.

C.	Soil Reinforcing and Attachment Devices. All reinforcing and attachment devices shall be carefully inspected to insure they are true to size and free from defects that may impair strength and durability. The geogrid shall meet the requirements of AASHTO Standard Specifications for Highway Bridges, latest Edition, and per the modular block unit suppliers design recommendations.

D.	Backfill Materials. All backfill materials for modular block retaining walls shall conform to requirements for selected material, Type A, as set forth in subsection 703-2.07 Selected Material. It shall have a minimum in place density of 130 pcf and shall conform to the following criteria for backfill corrosion testing:

Requirement	Test Method	Value

Resistivity		>3000 ohm-cm

pH	ASTM D-1243	5.0 to 10.0

Chlorides	ASTM D-512B	less than 200 PPM

Sulfates	ASTM D-516B	less than 1000 PPM

Sulphides	Standard Methods	less than 3000 PPM

15th Edition,

Method 427C

Samples will be prepared for backfill corrosion testing by extracting pore water using the methods described in "Methods of Soil Analysis, Part II, Chemical and Microbiological Properties," Chapters 10-2 to 10-4. The Contractor shall submit samples for approval at least 30 days prior to construction of the wall.

E.	Steel Interface Plate.  The galvanized steel interface plate installed between the modular block retaining wall E and the existing galvanized steel bin wall shall conform to requirements set forth in Section 504 Steel Structures and subsection 660-2.15 Galvanizing.

CONSTRUCTION REQUIREMENTS

511-3.01 EXCAVATION AND FOUNDATION.  Excavation and preparation of the foundation shall be in conformance with Section 205, Excavation, Backfill and Foundation Fill for Structures.

Foundation Preparation.  The foundation for the modular block retaining wall structure shall be graded level for a width as shown on the plans. Prior to wall erection, the foundation backfill shall be compacted to meet the requirements of Section 301. Any foundation soils found to be unsuitable shall be removed and replaced with backfill as per Section 205.

511-3.02 WALL ERECTION.  A field representative from the proprietary modular block wall system being used shall be available during the erection of the wall. The Services of the representative shall be at no additional cost to the State.

Precast masonry block units shall be placed so that their final position is vertical, or battered as shown in the plans.  The masonry block units shall be placed in successive horizontal lifts in the sequence shown on the working drawings as backfill placement proceeds.  While placing backfill material behind the first course of masonry block units, place backfill material at the front of the units.  Remove all excess backfill

Material from the top surface of all masonry block units prior to placement of the next course of masonry block units.

Reinforcement elements shall be placed normal to the face of the wall, unless otherwise shown on the plans. Prior to placement of the reinforcing elements, backfill shall be compacted in accordance with Section 205.

Backfill Placement. Backfill placement shall closely follow erection of each course of masonry blocks. Backfill shall be placed in such a manner as to avoid any damage or disturbances of the wall materials or misalignment of the facing panels. Any wall materials which become damaged during backfill placement shall be removed and replaced at the Contractor's expense. Any misalignment or distortion of the masonry block units due to placement of backfill outside the limits of this specification shall be corrected by the Contractor.

Backfill shall be compacted to 95 percent of the maximum density as determined by Alaska Test Method T12 or AASHTO T 180.  The maximum lift thickness after compaction shall not exceed 8 inches.  The Contractor shall decrease this lift thickness, if necessary to obtain the specified density. Field density will be determined using Alaska Test Method T3 or T11 by the Engineer.

Ride-on mechanical compaction equipment shall be operated no closer than 3 feet of the masonry unit back face.  Compaction within 3 feet of the back face of the wall facing may be achieved by using a lightweight mechanical tamper, roller or vibratory system.

A minimum of one density test shall be taken by the Engineer at each level of soil reinforcement material. Soil tests shall be taken no closer than 3 feet from the back surface of the masonry modular block units.

At the end of each day's operation, the Contractor shall slope the last level of backfill away from the wall to rapidly direct water runoff away from the wall face. In addition, the Contractor shall not allow surface runoff from adjacent areas to enter the wall construction site.

511-401 METHOD OF MEASUREMENT. Modular Block Retaining Walls will be measured by the square foot of wall face measured along the face of the wall, and including that part of wall which is below grade as indicated on the plans.  This measurement shall not include the PCC coping.  Measurement shall take place prior to fill or backfill.  Measurement shall be by vertical face, not by angle.

511-5.01 BASIS OF PAYMENT. The contract price paid per square foot of  wall face for Modular Block Retaining Walls shall include full compensation for furnishing all labor, materials, tools, equipment, and incidentals and for doing all work involved in constructing the earth retaining structure; including precast masonry blocks, pins, geogrid, galvanized steel interface plate, random backfill soil, excavation, crushed aggregate base course leveling pad, post sleeves, and all parts of or appurtenances to the modular block earth reinforcement system, complete in place, as shown on the plans, as provided in the Standard Specifications, Standard Modifications and these Special Provisions, and as directed by the Engineer.

The galvanized steel interface plate and associated connecting hardware shall be furnished and installed, and shall be subsidiary to 511(3) Modular Block Retaining Walls.

PCC coping and bar reinforcing steel materials will be furnished, placed, and paid under Sections 501 and 504, respectively.

Payment will be made under:

Pay Item No. 	Pay Item 	Pay Unit

511(3)	Modular Block	Square Foot

Retaining Walls

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-2.01 MATERIALS.

Add the following

:

Corrugated Polyethylene Pipe

706

2.07

In the second paragraph

,

add

"Corrugated Polyethylene Pipe (24 inch maximum diameter for storm drain

systems)"

to the list of options allowed under Item 603(17)

.

New pipe being installed in existing manholes shall have the same outside diameter as the pipe being

replaced.

Add the following to the last paragraph

: Heights of cover for corrugated polyethylene pipe shall be the same

as for aluminum culvert pipe.

603-3.04 JOINING PIPE.

Add the following paragraph

: Polyethylene pipe couplings shall be corrugated

to match the pipe corrugations and their width shall not be less than one half the nominal pipe diamet

er.

(5/7/91)

S55

Delete the last sentence of numbered paragraph 1., and substitute the following

:  Bands for pipe with

diameters greater than 30 inches shall have a minimum width of 48 inches.  (10/1/91)

R125

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01 DESCRIPTION.

Add the following:

AWWU shall mean the Anchorage Water and

Wastewater Utility, Engineering Division, Project Management Section at (907) 564

2785.

604-2.01 MATERIALS.

Add the following to the list of materials:

Flexible Watertight Gaskets

705

2.05

(7/2/93)

M52

Add the following:

All new sanitary sewer manhole frames and covers shall conform to the requirements

of the 1994 edition of Municipality of Anchorage Standard Specifications (M.A.S.S.), Section 50.04

and M.A.S.S. Standard Details 50

10 thru 50

12.

604-3.01 CONSTRUCTION REQUIREMENTS.

Add the following after the first paragraph

:

Installation of Storm Drain Manholes shall conform with the Standard Drawings and these

Specifications.

Structure Type

Standard Drawing

Storm Drain Manhole, Type 1

D

35.00 (see note)

Storm Drain Manhole, Type 2

D

36.00 (see note)

NOTE:

For Standard Drawings D

35.00 and D

36.00, delete the last "no" in

general note 7

.

Add

the

following

to

the

beginning

of

the

second

paragraph

: All access manholes, regardless of type,

that fall within a concrete sidewalk or asphalt pathway shall be constructed with a frame and cover ca

st

with a rough cobbled grit surface, or specifically designed to hold fill. The recessed covers shall be

depressed a minimum of 1-inch, and be suitable for concrete or asphalt fill, as applicable.

Add the following to the fifth paragraph referencing the reconstruction of manholes:

5.

The work necessary to rotate the cone or reducing slab to align the manhole or inlet casting as

detailed on the plans. To align the access stairs, the Contractor will have the option of rotating

the barrel sections or removing and installing new steps.

6.

The work and materials necessary to salvage the frame and grate, to remove and dispose the

reducing slab and adjusting rings, and to install a new cover slab (reducing slab without an

access hole).

7

.

The work necessary to furnish and install a new manhole frame and lid.

Add the following:

Those manholes which by design must fall within the paved roadway surface shall be

aligned such that the casting will not be in the wheel tracks of any driving lane, or the flow line of

the

gutter pan.

Manhole and

cleanout

castings within the roadway, sidewalk, or pathway shall match the slope and

grade of the finished surface.  The castings shall be depressed one quarter of an inch below the finis

h

surface.

When new pipe is installed in an existing manhole, a hole shall be cleanly cut by approved means at th

e

invert elevation given on the plans and 2 inches larger than the outside diameter of the new pipe. The

joint shall then be grouted with non-shrinking cement mortar.

All curb inlet structures shall have a 3-inch formed hole approximately 2 feet below the top of castin

g

on the project centerline side to provide for direct drainage during

subgrade

construction to avoid

embankment saturation. The Contractor shall be responsible for keeping the openings functional, which

may require temporary dikes,

RMC

extensions, etc., as necessary. These holes shall be filled with grout

upon final paving.

Standard drainage structure steps shall be cast during structure pour or installed before concrete

hardens.

It shall be the Contractor

s responsibility to protect and maintain all manholes in an operable condition

during all phases of construction.

The Contractor shall schedule a field inspection with

AWWU

and the Engineer to witness and

document the condition of the existing manholes and manhole lids prior to adjustment.  The Contractor

shall provide

AWWU

48 hours advance written notice of the scheduled field inspection and provide the

Engineer with a copy.

AWWU

shall locate and inspect existing manholes and manhole lids to insure they are in working order.

Cleaning or repair to the manholes or replacing the manhole lids prior to adjustment will be

accomplished by

AWWU

at no cost to the Contractor.

Failure of the Contractor to schedule and participate in the manhole and manhole lid inspection shall

result in the Contractor forfeiting all rights to claim that the  manholes or manhole lids were damage

d

prior to his beginning work.

If

AWWU

finds a manhole or manhole lid damaged or otherwise rendered inoperable at any time after

the inspection described above, the Contractor shall repair the damage at his expense.

All adjustments to sanitary sewer manhole frames and covers shall conform to the requirements of

M.A.S.S.

, Sections 50.03 and 50.04 and

M.A.S.S.

Standard Details 50

1 thru 50

3, 50

5, 50

7, and

50

10 thru 50

12.

Final Acceptance

.  The Contractor shall, upon completion of all work involved, notify the Engineer in

writing of completion and request a pre

final inspection of the project.  This inspection will be

performed in the presence of the Engineer,

AWWU

, and the Contractor.  Copies of a list of

deficiencies, if any, indicated by this inspection will be furnished to the Contractor for remedial ac

tion.

When all corrective action has been completed, the Contractor shall notify the Engineer, and an

acceptance inspection will be performed.

604

4.01 METHOD OF MEASUREMENT.

Add the following:

Frames, grates and lids will not be

measured for payment.

Adjust existing manholes will be measured by the unit completed and accepted in final position. The

adjust existing manhole item includes storm drain inlets, all manhole types, and utility vaults.

604-5.01 BASIS OF PAYMENT.

Add the following:

Frames, grates and lids are subsidiary to the

drainage or utility structure.  Short pipe sections that are necessary to connect new structures or

relocated structures to existing pipes are incidental to structure.

Delete Item 604(1) Storm Sewer Manhole and add the following new pay items:

Pay Item No.

Pay Item

Pay Unit

604(1A)

Storm Drain Manhole, Type I

Each

604(1B)

Storm Drain Manhole, Type II

Each

SECTION 608

SIDEWALKS

Special Provisions

608-1.01 DESCRIPTION.

Add the following:

This work shall also consist of the construction of

textured and colored concrete areas, and furnishing and installing concrete pavers as shown on the

plans.

608-2.01 MATERIALS.

Add the following:

PG

52

28 asphalt cement shall be used in the asphalt

concrete pavement mix for asphalt pathways, and shall conform to the requirements of subsection 702

2.01, Asphalt Cements.  Reinforcing steel shall conform

to the requirements of section 503, Reinforcing

Steel.  Concrete joint materials shall conform to the requirements of section 705, Joint Materials.

Aggregate shall meet the gradation requirements of subsection 703

2.04, Aggregate for Plant Mix

Asphalt Pavement, for Asphalt Concrete Type II.  In addition, the asphalt concrete shall conform to th

e

following:

Marshall Stability, pounds, minimum

1000 lbs

Voids, Total Mix, percent

3

5 %

Compaction Blows per Side

50

Textured and colored concrete shall conform to the requirements of Section 501, Structural Concrete,

Class A with the following modification:

A

.

Air Entrainment

7 percent.  Air entraining agents complying with ASTM C 260 may be used.

B

.

Concrete shall be colored and using a manufactured system that is designed to facilitate

architectural concrete surface treatment.  The system shall employ a combination of integral

color, hardener, release agent and stamping equipment.  The system shall have demonstrated

use for coloring and surface stamping of concrete for a minimum of five years.

C

.

Color and pattern of textured concrete pavement shall match the following:

Integral Color/

Item

Release Agent Color

Pattern

Patterned

PCC

Pvmt

.

Terra Cotta/Dark Grey

Random Stone

Patterned

PCC

Shoulder

Terra Cotta/Dark Grey

Random Stone

Flush Median Paving

Terra Cotta/Dark Grey

Rectangular cobble in courses

Raised Median Paving

Terra Cotta/Dark Grey

Rectangular cobble in courses

Contractor shall submit samples of colors and patterns for Engineer approval.

Concrete pavers shall be a concrete paver matching the existing pavers in Eagle River Town Square.

Pavers from the original plaza construction were 1

5/8"x8"x16"  "Red Pavers"

furnished by Alaska

Aggregate Corporation.

Contractor is responsible for examining existing pavers and providing a match.

Contractor shall submit samples for comparison by the Engineer.

Backfill for area to be covered by pavers shall be Aggregate for Base, Grading D

1 as specified in

Section 703.  Sand course used for paver bedding shall be Fine Aggregate for Concrete as specified in

Section 703.

608-3.01 CONCRETE SIDEWALKS.

Delete 4

th

paragraph, line 1 and substitute the following:

The surface shall be in accordance with manufacturer

s recommendations for the system that is

approved for use.  Provide manufacturer

s recommendations to the Engineer prior to beginning

operations.

Provide a 1 yard by 1 yard sample of the proposed finish for Engineer approval prior to beginning

patterned concrete work.  All other concrete work shall match the approved panel.

Patterned (imprinted) concrete shall be placed such that the pattern and line of the concrete is

continuous and uninterrupted except by joints shown on plans.  Any significant difference in texture,

pattern or appearance between two adjacent concrete panels, or from the sample panel, will result in

the removal and replacement of concrete panels by the Contractor at no additional cost.  Abutting

patterns shall meet at a joint that is part of the manufacturer

s pattern.

Delete the 5

th

paragraph and substitute the following:

Transverse contraction joints, cut to a depth of 1/3 of the concrete thickness, prior to the final set

of

concrete, shall be tooled in the sidewalks at intervals of 5 feet.  The joint shall be at least 1/8 in

ch wide.

Where the sidewalk adjoins the curb (parallel to it) contraction joints in the sidewalk, curb and gutt

er,

and sidewalk curb shall be made to match where practicable.

Delete the 6

th

paragraph and substitute the following:

Expansion joints shall be placed along all structures and about all features that project into, throug

h, or

against the concrete.  An expansion joint shall be constructed at the intersection of sidewalks, betwe

en

sidewalk crossings and sidewalks, between curbs and sidewalks (except parallel curb), between curb

and patterned

PCC

pavement, between patterned

PCC

shoulders and driveway curb cuts, between

sidewalk curb and sidewalks, and at beginning and end of curb returns.  Pre

molded expansion joint

filler shall conform to section 705, Joint Materials.  This material shall be 1/4 inch thick and shall

extend

the full

width of the structure and shall be cut into such dimensions that the base of the expansion joint

shall extend to the

subgrade

and the top shall be depressed not less than 1/4 inch below the finished

surface of the concrete.  The material shall be one piece in the vertical dimension and shall be secur

ely

fastened in a vertical position to the existing concrete face against which fresh concrete is to be pl

aced.

After the concrete has set, the expansion joints shall be filled flush to the finish concrete surface

with

joint sealer.  Before sealing, the joint shall be cleaned of all dirt, gravel, concrete mortar, and ot

her

extraneous material.  Sealing shall be done in a neat workmanlike manner.

Add the following subsections:

608-3.04  PATTERNED CONCRETE.

Patterned concrete shall be constructed in accordance with Subsection 608

3.01, Concrete Sidewalks.

608-3.05  CONCRETE PAVERS.

Contractor shall remove pavers that have been cut to fit space provided.  New work shall abut a full,

unsawn

paver.  Contractor shall then excavate the area to be covered with concrete pavers to a depth

of 12-inches below the bottom of the paver unless the existing surface is acceptable to the Engineer.

Exposed area shall be backfilled to a depth of 9-inches with Aggregate for Base, Grading D

1 and shall

be compacted to 95% maximum density as determined by AASHTO T 180.  The area shall then be

filled to a depth of 3-inches with sand meeting the requirements of AASHTO M 6

93.  Pavers shall

then be set in a pattern and with spacing matching the existing pavers in Eagle River Town Square.

Fractions of pavers shall be cleanly cut, showing no breakage.  Existing pavers that are being removed

may be reused if free from breakage and clean.  Fit shall be tight with maximum surface differential

between pavers of 1/32-inch.

608-3.06 PATTERNED PCC PAVEMENT.

In addition to meeting the requirements of Section

608, the patterned

PCC

pavement shall include all excavation, compaction, steel reinforcement,

dowels, construction and expansion joint materials, patterned and colored

PCC

and incidental work

required to complete work per the plans.

The patterned

PCC

pavement

shall be installed prior to

asphalt paving.

Protection of Patterned

PCC

Pavement

.  When asphalt paving

, observe the following requirements:

a

.

Do not place the asphalt pavement until the concrete has cured enough to prevent damage from

the paving operation.

b

.

When crossing over the concrete surface with vibratory rollers, turn the vibrator off.

c

.

Place, spread, and roll the asphalt so that the concrete will not be damaged.

d

.

Cover the concrete surface with kraft paper or other approved material, suitable to withstand

high asphalt temperatures and vehicle traffic to protect the concrete surface from contaminants.

Prior to final acceptance, the Contractor shall repair all damaged concrete and clean all surface

contamination at his expense, to the satisfaction and approval by the Engineer.

608-3.07 PATTERNED PCC SHOULDER.

In addition to meeting the requirements of Section

608, the patterned

PCC

shoulder shall include construction and expansion joint materials, patterned

and colored

PCC

and incidental work required to complete work per the plans.

The patterned

PCC

shoulder

shall be installed prior to asphalt paving.

Protection of Patterned

PCC

Shoulder

.  When asphalt paving

, observe the following

requirements:

a

.

Do not place the asphalt pavement until the concrete has cured enough to prevent damage from

the paving operation.

b

.

When crossing over the concrete surface with vibratory rollers, turn the vibrator off.

c

.

Place, spread, and roll the asphalt so that the concrete will not be damaged.

d

.

Cover the concrete surface with kraft paper or other approved material, suitable to withstand

high asphalt temperatures and vehicle traffic to protect the concrete surface from contaminants.

Prior to final acceptance, the Contractor shall repair all damaged concrete and clean all surface

contamination at his expense, to the satisfaction and approval by the Engineer.

608-3.08 FLUSH MEDIAN PAVING.

In addition to meeting the requirements of Section 608, the

flush median paving shall include all excavation, compaction, steel reinforcement, dowels, constructio

n

and expansion joint materials, patterned and colored

PCC

and incidental work required to complete

work per the plans.

The flush median paving

shall be installed prior to asphalt paving.

Protection of Flush Median Paving

.  When asphalt paving

, observe the following requirements:

a

.

Do not place the asphalt pavement until the concrete has cured enough to prevent damage from

the paving operation.

b

.

When crossing over the concrete surface with vibratory rollers, turn the vibrator off.

c

.

Place, spread, and roll the asphalt so that the concrete will not be damaged.

d

.

Cover the concrete surface with kraft paper or other approved material, suitable to withstand

high asphalt temperatures and vehicle traffic to protect the concrete surface from contaminants.

Prior to final acceptance, the Contractor shall repair all damaged concrete and clean all surface

contamination at his expense, to the satisfaction and approval by the Engineer.

608-3.09 RAISED MEDIAN PAVING.

In addition to meeting the requirements of Section 608,

the raised median paving shall include all excavation, backfill, compaction, construction and expansio

n

joint materials, patterned and colored

PCC

and incidental work required to complete work per the

plans.

Protection of Raised Median Paving

.

Prior to final acceptance, the Contractor shall repair all damaged

concrete and clean all surface contamination at his expense, to the satisfaction and approval by the

Engineer.

608-4.01  METHOD OF MEASUREMENT.

Add the following:

Patterned

PCC

Pavement,

Patterned

PCC

Shoulder, Flushed Median Paving, and Raised Median Paving shall be measured by the

square yard of exposed finished surface in the final position.  There shall be no measurement of the

sample.

Excavation, backfill, compaction, steel reinforcement, dowel, joint material, protection of work, and

other related miscellaneous items are subsidiary.

Asphalt concrete for pathway paving will be measured by the ton in accordance with Section 109,

Measurement and Payment. Asphalt cement will not be measured for payment.

Asphalt cement will not be paid for separately, but will be subsidiary to Item 608(7A) Asphalt

Pathway.

Embankment and bed course materials will be furnished, placed and paid under Sections 203 and 301,

respectively. (10/22/92)

R165

Concrete Pavers shall be measured by the square foot.  Excavation for concrete pavers shall be

measured under 203(3) Unclassified Excavation and backfill shall be measured and paid under 301(1)

Crushed Aggregate Base Course.  Removal of pavers shall be subsidiary to excavation. All other work

and materials necessary to complete the concrete paver installation shall be subsidiary.

Unsightly or poorly finished surfaces will be considered grounds for rejection of the work involved.

608-5.01  BASIS OF PAYMENT.

Add the following:

Pay Item No.

Pay Item

Pay Unit

608(7A)

Asphalt Pathway

Ton

608(19)

Patterned

PCC

Pavement

Square Yard

608(20)

Patterned

PCC

Shoulder

Square Yard

608(21)

Flush Median Paving

Square Yard

608(22)

Raised Median Paving

Square Yard

608(23)

Concrete Pavers

Square Foot

SECTION 609

CURBING

Special Provisions

609-2.01 MATERIALS.

Delete the second paragraph and substitute the following

: Concrete for curbing

shall conform to Section 501, Structural Concrete, Class A, except that Subsection 501

3.02 Batching is

modified as follows:

Under item 3.

Aggregates

, delete the third paragraph.

609-3.01 CAST-IN-PLACE CONCRETE CURBING.

Add the following to the seventh paragraph

:

Concrete placed by the extrusion or slip

form process shall have a slump of less than 2 inches.

(5/1/95)

R202

Add the following to the fourth paragraph

:  Transverse contraction joints, cut to a depth of one inch, prior

to the final set of concrete, shall be tooled in the sidewalk curb at maximum intervals of 15 feet.  W

here

the sidewalk curb parallels the curb and gutter, contraction joints shall be made to match.

An expansion joint shall be constructed at the intersection of curbs.  Conform to the expansion joint

requirements in subsection 608

3.01 of the special provisions.

Add the following

:

Unsightly or poorly finished surfaces will be considered grounds for rejection of the work involved.

609-3.04 CURB RAMPS.

Add the following

: Curb ramps adjacent to concrete sidewalks shall have

color pigment thoroughly mixed full depth and integrally mixed at the plant. Color in the dry state sh

all

closely match FED. STD. 595, color 30252, brick red. Curb ramps adjacent to asphalt pathways shall

have no added coloring.

(8/4/95)

R162

Curb ramp thickness shall be 6 inches.

The concrete to be pigmented shall conform with the details on the plans and the Standard Drawings.

Add the following subsections

:

609-3.05 SIDEWALK CURB.3

Sidewalk curbs shall be constructed of Class A concrete in accordance

with the details on the plans and conform to subsection 609

3.01, Cast

in

Place Concrete Curbing.

609-3.06 BUMPER CURBS.

Bumper Curb shall conform to Section 609

3.02, and the plans.  The

Contractor shall coordinate installation of the bumper curb with the Property Owner

.

609-4.01 METHOD OF MEASUREMENT.

Add the following

: Bumper curbs shall be measured per

each complete installation.

Sidewalk curb shall be measured per liner foot installed and accepted.

609-5.01 BASIS OF PAYMENT.

Add the following

: For curb ramps, no separate payment will be

made for the backing curb associated with Item 609(3), Curb Ramp.  The curb is part of the ramp and

considered subsidiary.

Pay Item No.

Pay Item

Pay Unit

609(7)

Bumper Curb

Each

609(20)

6" Sidewalk Curb

Linear Foot

609(21)

12" Sidewalk Curb

Linear Foot

SECTION 615

STANDARD SIGNS

615-2.01 MATERIALS.

Change all Type III

A reflective sheeting to Type III reflective sheeting

.

Add the following to the end of the first sentence of the fifth paragraph

: "the Department of Transportation

and Public Facilities

Sign Face Fabrication Requirements, and the Alaska Traffic Manual."

Delete paragraphs 7 and 8 (the fourth and fifth paragraphs on page 315) and substitute the

following

: Sign

posts and bases shall be of the types specified.  Structural aspects of design and materials for sign

supports

shall comply with the AASHTO Standard Specifications for Structural Supports for Highway Signs,

Luminaires

and Traffic Signals.

Concrete for steel

reinforced slip base and breakaway foundations shall conform to Section 501, Structural

Concrete, Class A, except that Subsection 501

3.02 Batching is modified as follows:

Under item 3.

Aggregates

, delete the third paragraph.

Concrete for other sign foundations may be Class W.

Add the following

: Wide flange posts shall also be hinged and equipped with the multi

directional

breakaway load concentration coupler hinge plates.

615-3.01 CONSTRUCTION REQUIREMENTS.

Add the following to the sixth paragraph:

When

existing signs are to be salvaged, the remaining foundation shall be removed, abandoned in place, or i

f

located within the roadway structural section shall be disposed of in a manner as approved by the Engi

neer.

If they are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and cond

uits

shall be removed to a depth of not less than one foot below roadway

subgrade

or unimproved ground,

whichever applies. All signs and posts at a single installation shall be considered as one unit.

Add the following after the sixth paragraph

: Salvaged sign panels shall be delivered to the Municipality

of Anchorage Paint and Sign Shop at 2839 Mt. View Drive.  Contact Don Carlson, Foreman, at (907)

343

4384 prior to delivery.  The existing sign posts and hardware shall not be salvaged, but will

become the property of the Contractor after the work is completed.

615-3.02 SIGN PLACEMENT AND INSTALLATION.

Add the following

:  Existing signs shall

not be removed without authorization from the Engineer. They shall be kept in service until either the

new signs have been installed, or they are no longer needed. As the work progresses, if their location

s

do not conform to Standard Drawing S

05.00, they shall be reinstalled at locations approved by the

Engineer.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of th

e

sign. Installation dates shall be written in the format of month/day/year, using black permanent marke

r,

with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installatio

n.

615-4.01 METHOD OF MEASUREMENT.

Add the following

to the second paragraph

: Concrete

used for sign bases will be considered subsidiary to other work under this section and will not be

measured for payment.

Object markers will be paid for under item 615(1) Standard Signs by total area of legend bearing sign

panel erected in place.

615-5.01 BASIS OF PAYMENT.

Add the following

: Payment for keeping existing signs in service

until they are no longer needed, or temporarily relocating existing signs, will not be paid for direct

ly, but

will be subsidiary to Item 615(1), Standard Signs.

Payment for removal of existing sign post foundations, or work required to abandon them in place, shal

l

be included in Item 615(7), Salvage Signs.

(9/10/97)

R50

SECTION 618

SEEDING

Special Provisions

618-1.01 DESCRIPTION.

Delete in its entirety and substitute the following

:

All new or disturbed slopes

and any other areas directed by the Engineer shall be overlaid with topsoil and seeded with Type A see

d

mix.  This work shall consist of topsoil preparation,  raking the soil, followed by the application of

seed,

mulch, and fertilizer.  It is intended to provide a living ground cover as soon as possible.

618-2.01 MATERIALS.

Add the following to the list of material specifications

:

Mulch

Subsection 727-2.01.

Seed

Seed mix shall match that specified herein.

618-3.01 SOIL PREPARATION.

Add the following

: Type A seed mix shall be applied as detailed

below immediately after the shaping of the slopes. All slopes to be seeded shall be covered with topso

il in

accordance with Section 620 and prepared by raking so that no slip planes are created. This should be

completed as soon as topsoil is placed on the slopes. The Contractor may round the top and bottom of t

he

slopes to create a pleasing appearance, but drainage flow lines shall not be disrupted. The performanc

e of

this work is subsidiary to seeding and will not be paid for directly.

618-3.03 APPLICATION METHOD.

In the first sentence of subparagraph b., under numbered

paragraph 1. Hydraulic Method, delete the following

: "Item 619(1), and/or limestone, Item 618(4),".

Add the following to the first paragraph:

Seed, mulch and fertilizer shall be applied by the hydraulic

method with the application rates as shown in the following table.

Add

the

following

: Seed, mulch and fertilizer shall be applied as follows per 1,000 square feet. If the

hydraulic method for seed and mulch is used, it shall be made in one application. All fertilizer shall

be

applied by the hydraulic method.

Item

Ingredients

Application

Rate (per MSF)

Type A Seed

Mix

Red Fescue (Boreal)

Annual Ryegrass (Lolium)

Kentucky Bluegrass:

Nugget

Merion

2.00 lbs.

0.25 lbs.

1.50 lbs.

1.25 lbs.

Total= 5.00 lbs.

Mulch

45.0 lbs.

Fertilizer

16

16

16

12.5 lbs.

The Contractor shall not remove the required tags from the seed bags.

618-3.04 MAINTENANCE OF SEEDED AREAS.

Add the following

: A re

application of fertilizer

shall be applied with water to areas using grass seed mix between May 1 and September 15 of the year

following seeding at a rate of one-half the initial application.

Watering equipment shall be equipped with, or followed by a vehicle equipped with a Type B advance

warning arrow panel using caution mode in accordance with Part VI of the Alaska Traffic Manual.

618-4.01 METHOD OF MEASUREMENT.

Delete the second paragraph and substitute the following

:

Seeding by the pound will be the number of pounds of seed (Dry Measure) for grass accepted in place.

The amount of mulch and fertilizer in this work, including water for any required re

seeding, will be

subsidiary to seeding and will not be measured separately for payment.

Delete the last paragraph

.

618-5.01 BASIS OF PAYMENT.

Add the following

: Fertilizer, mulch and carrier as described above,

including any required re

seeding will not be paid for directly, but will be subsidiary to Item 618(2),

Seeding.

The work described under subsection 618

3.01 Soil Preparation will not be paid for directly but will be

subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for separately, but will be su

bsidiary

to seeding.  (9/4/97)

R52A

SECTION 620

TOPSOIL

Special Provisions

620-3.01 PLACING.

Delete paragraph in its entirety and substitute the following

:

Topsoil shall be evenly spread to a minimum depth of 4" after compaction on all areas to be seeded wit

h

Schedule A, as described in Section 618.

All areas to be

topsoiled

and seeded shall be stabilized by compacting with a hand operated, non

vibrating,

water filled roller.  This should be completed as soon as topsoil is placed. All

topsoiled

areas shall be evenly

compacted.  The Contractor shall round the top and bottom of the slopes to create a pleasing appearanc

e,

but drainage flow lines shall not be disrupted.  The performance of this work is subsidiary to seeding

and

will not be paid for directly.  All equipment performing the placement of topsoil, or other operations

for this

project shall be kept clear of wetland areas.  If access into the wetland is required, it shall be app

roved by

the Engineer and shall be performed under close supervision.

Topsoil shall not be placed in heavy rainfall, snowfall, when the soil is frozen or during other condi

tions

detrimental to the work.  Contractor shall keep all roadway surfaces clean of topsoil during hauling a

nd

spreading operations.

620-4.01 METHOD OF MEASUREMENT.

Add the following

: Compacting of topsoil shall be

subsidiary to Item 620(1) Topsoil.  Limestone, if required, will not be measured for payment, but will

be

subsidiary to Item 620(1) Topsoil.

SECTION 621

PLANTING TREES AND SHRUBS

Special Provisions

621-1.01 DESCRIPTION.

Add the following

:  This work shall also include preparation of planting

beds including furnishing and installing wood chip mulch

and backfill planting mix as shown on plans.

621-2.01 PLANT STOCK.

Delete in its entirety and substitute the following

:

All plants shall be

locally grown and shall be true to type and name in accordance with the current edition of Standardize

d

Plant Names, American Joint Committee on Horticultural Nomenclature, except that plant species

which are scheduled, but not included in the current edition of Standardized Plant Names, shall be

certified by a botanist.

Variety and species shall be as scheduled on the Plans.  All trees and shrubs shall be typical of the

species or variety and shall, unless otherwise specified, conform to  (ANSI

Z 60.1) of the American

Association of Nurserymen (AAN) for type and grade.  Plant stock having severely damaged bark or

trunks, have broken leaders or main branches, severed main roots, or evidence of disease or injurious

insects will be rejected.  Trees and shrubs shall not be bare root.

1.

Nursery Stock.

a.

Trees and shrubs furnished from a nursery shall have a fibrous compact root system suitable for the

various species and sizes called for on the plans.

b

.

Container

grown plants shall be healthy, vigorous, well rooted and established in the container in

which they are furnished.  Root mass shall retain its shape and hold together when removed from

the container without being root

bound.  Container

grown plants shall have been growing for at

least one year, but not more than two years in the same container.

2

.

Collected Stock

.  This material shall be plants growing under natural growing conditions in soils and

in locations which lend themselves to proper collecting practices.  The root system or balls for

collected stock shall be at least 25% larger than those specified for nursery grown material.

Weeds, grasses, and foreign materials shall be completely removed from the

rootball

and containers

of all plants. Complete removal includes removal of all related roots.  Collected stock shall be

planted within 24 hours of removal from its original growing site.  Shrubs shall be container grown

and shall not be collected.

3.

Balled and

Burlapped

Plants.

a.

The diameter and depths of balls on balled and

burlapped

trees and shrubs shall be in

accordance with the current edition of the

American Standard for Nursery Stock

of the

American Association of Nurserymen.

b.

All balled and

burlapped

trees and shrubs shall be furnished with a firm ball of earth from the

original and undisturbed soil in which the plant was growing.  The ball shall be wrapped with

burlap or similar approved material and tightly laced to hold the ball firm and intact.  Any balled

and

burlapped

designated plant material arriving at the planting site with broken or loose balls

or of manufactured earth will be rejected.

c.

All plants found to be rootbound by the determination of the Engineer will be rejected.

4.

Substitutions.

No substitutions of plant stock will be permitted without written approval of the

Engineer.

5.

Storage and Packing.

All plant material shall be handled and packed in accordance with good

nursery practices as required by soil and climatic conditions.  Plants that show signs of improper

storage or handling will be rejected.

6.

Inspection.

a.

All planting stock shall be available for inspection in the nursery or collection field before it is

dug.  The contractor shall furnish complete and detailed information concerning the source of

supply for each item of plant materials not less than 10 days in advance of digging operations.

b.

Final inspection and acceptance for size of ball or roots, color, absence of defects, and for

other requirements will be made at the planting site by the Landscape Architect prior to placing

the plants in their permanent positions.

Plant material installed prior to acceptance by the Engineer will be rejected.  Contractor shall

replace rejected material, and install new material after the Engineer's approval.

Plant material installed prior to acceptance by the Engineer will be removed, inspected and

reinstalled if found acceptable.

621-2.02 FERTILIZER.

Add the following:

Fertilizer shall be delivered in moisture

proof containers

marked with weight and manufacturer

s guaranteed analysis showing proportions of the chemical

ingredients of nitrogen, phosphoric acid, and potassium within a tolerance of +/

2 percent.  A slow

release fertilizer 8-32-16 (N-P-K) shall be used with all trees, shrubs, aquatic emergent plugs and

native sod early in the first full growing season following installation.  Fertilizer shall be applied

at a rate

determined by the Engineer, as described in Section 726, and based on the soil analysis tests provided

by the Contractor for the topsoil used for this project.  Where a soil analysis is unavailable fertili

zer

8-32-16 shall be applied at a rate of 1 ounce per square yard with approval of the Engineer.  The

fertilizer tablets shall be placed near the root zone in accordance with the fertilizer manufacturer's

instructions.  Fertilizer shall be well-watered in immediately after application.

621-2.04 MULCH.

Replace with the following

: Mulch shall be shredded bark mulch.  It shall consist

of shredded bark and wood.  Maximum length of any individual components shall be 2 inches and a

minimum of 75% of the mulch shall pass through a 1 inch sieve.  Mulch shall be free of growth or

germination-inhibiting ingredients.  The bark mulch shall have the characteristics of retaining moistu

re,

forming a mat not susceptible to spreading by wind or rain, and providing a good growth medium for

plants.  Shredded bark may contain up to 50% shredded wood material.  Wood chips are not

acceptable.  Bark mulch containing shredded wood shall be aged for one-year minimum prior to

installation.  The mulch shall not contain resin, tannin, or other compounds in quantities that are

detrimental to plant life.  Mulch shall be spread evenly in all planting beds as shown on Plans.

621-2.07 TREE WOUND DRESSING.

Delete this subsection in its entirety.

621-3.02 ADVANCE PREPARATION AND CLEANUP.

Add the following:

Prior to planting, the

Contractor shall mark with flags, or by other means, the locations where plant materials are to be

installed. The locations as marked shall be reviewed and approved by the Engineer prior to planting.

621-3.03 PLANTING.

Delete Item 1 and 2 and substitute the following:

1.

Plant Season.

The Engineer may authorize transplanting at any time during the growing season

if favorable conditions are present.

2.

Prepare Planting Area.

a.

Planting beds must be completely prepared prior to placement of plants.

Planting bed preparation includes excavation, loosening of

subgrade

soils and

placement of topsoil. Planting beds shall be prepared no more than five days

prior to planting.

b.

Prior to excavation of planting areas, the Contractor shall ascertain the location

of all utilities so that proper precautions may be taken not to disturb or damage

any subsurface improvements. Should obstructions or conflicts be found, the

Contractor shall promptly notify the Engineer. The Contractor shall prepare a

revised plan that avoids conflicts with the Utility and meets the intent of the

original plan to the extent possible. The revised plan shall be submitted to and

approved by the Engineer prior to construction of the planting bed.

c.

Planting beds shall be excavated to the depth shown on the plans.  All

excavated material shall be removed.

d.

Backfill planting beds with topsoil.  Tamp gently, do not over compact.

e.

Dig planting holes within the planting bed.  Firmly tamp the base of the planting

hole to assure plants will not settle to lower than their proper planting depth.

f.

Water planting hole until fully saturated to bottom of topsoil and 12 inches

around the hole.

3.

Pruning.

Delete the last two sentences of paragraph b in their entirety

.

5.

Placing Plants.

Add the following to paragraph a

:

Trees and shrubs shall be planted as shown

on the plans.

Delete Paragraph b. under Item 5. Placing Plants. and substitute the following

:

b.

Balled and

burlapped

plants, plants in wire baskets or containers shall be

handled by the earth ball, container, or basket and not by the plant itself. Wire

baskets shall be clipped completely off the root ball and removed from the site.

Burlap shall be stripped to the base of the root ball, trimmed and removed from

the site. Containers shall be removed from the site. The Engineer may reject

plants whose footballs break or collapse during planting.

Delete Item 7. Wrapping. In its entirety and substitute the following

:

7.

Wrapping

. Plant materials shall not be wrapped.

Delete Item 8. Staking and Guying. In its entirety and substitute the following

:

8.

Staking and Guying

.

Delete Item a. and substitute the following

:

a.

Trees shall not be staked unless the Contractor determines staking to be

essential to establishment of trees on the site. If the Contractor determines

staking is required, then the Contractor shall submit complete staking

procedures to the Engineer for approval prior to performing the work. The

Contractor shall remove stakes one year after installation. Staking shall be in

accordance with the most recent State of Alaska, Division of Forestry, Urban

and Community Forestry Program recommended guidelines for staking plants.

Add the following:

9.

Fertilizing.

Newly planted trees, shrubs and perennials shall not be fertilized during the

season they are planted.

10.

Certified Arborist.

The Contractor shall retain the services of an arborist certified by the

International Society of Arboriculture or the American Association of Nurserymen

whose experience and qualifications are acceptable to the Engineer.  The arborist's

resume shall be submitted at least 10 calendar days before the delivery of plant

material.  The certified arborist shall oversee quality assurance of trees, their installation

and shall inspect trees for health and vigor.  Specifically, the arborist shall be

responsible to carry out the following:

The certified arborist shall inspect plants for health and vigor prior to installation, to

assure the requirements of Section 621-2.01 for plant stock, including that the materials

are disease free, free of wounds, broken branches, double leaders, co-dominant trunks,

or other defects.  Plants that do not meet the standards will be rejected prior to

installation.  The certified arborist shall also be responsible for the following:

a.

Meet with the Municipal Horticulturist prior to performing any work on the

project.  During ordering, transporting, installing and maintaining the plant

material, the arborist and the Contractor shall incorporate the concerns and

recommendations of the Municipal Horticulturist.

b.

Notify and invite the Municipal

Horticulturalist

24 hours prior to any inspection

prior to digging or, if plants are being ordered from outside of Alaska, prior to

moving plants from the Contractor's nursery.

c.

Inspect the tree planting process to assure that planting techniques meet the

specifications of the Contract documents and match standard industry

practices.

d.

Inspect the

plantings

after installation is complete to assure that they are ready

to be accepted by the Engineer and ready for the maintenance schedule to

begin.

e.

Inspect

plantings

twice during the growing season during Plant Establishment

Period for any needed maintenance, such as watering, pruning, or removal of

dead, dying, or

untreatable

diseased trees.

621

3.04 PERIOD OF ESTABLISHMENT.

Delete in its entirety and substitute the following

: The

plant establishment period (PEP) shall be one year. The plant establishment period will begin when the

maintenance schedule is approved by the Engineer and all required planting is completed and accepted

for payment by the Engineer. The plant establishment period applies to all planting beds, trees, and

shrubs.

Watering is not required between October 15 and May 1st during the PEP.  The Contractor shall deep

water all tree root balls and other plant materials as frequently as necessary to keep the immediate r

oot

areas moist at all times during the growing season.   The Contractor shall deep water all evergreen

plants just prior to freeze-up in order to minimize over-wintering desiccation.  Contractor may also

choose to apply anti-desiccants to conifers as approved by the Owner's Representative. Rainfall will

not be considered a substitute for deep watering unless permitted by the Engineer/ Owner's

Representative.

Trees and shrubs shall be pruned to remove disfigured, damaged, or dead branches.  Damaged trees or

those that constitute health or safety hazards shall be pruned at any time of the year as required.

Evergreen trees shall not be pruned without prior approval of the Engineer or Owner

s Representative.

Damaged plants shall be repaired by pruning, and treating wounds.  Where the Engineer determines

plants can not be repaired they shall be replaced.  The Contractor shall repair and replace dead or

damaged improvements within 14 days of receiving written notice by the Engineer.  No additional

payment will be made unless the dead or damaged improvements were caused by a third party.  Third

party being defined as a natural person.

Payment will be made at the unit price for the item replaced.

When an improvement is repaired, payment will be the prorated portion repaired.

The Contractor shall submit a maintenance schedule for approval by the Engineer 21 days prior to

completion of the planting.

Fertilizer shall be applied to trees, shrubs and ground cover in the spring of each year prior to June

15

at the rates specified in Table 621

1.  The fertilizer shall be thoroughly watered into the ground to

facilitate its penetration to the plants root zone.  Fertilizer shall be placed around trees by drilli

ng at least

three holes in the ground symmetrically around the drip

line of the tree and placing the fertilizer in the

holes or as recommended by the manufacturer.

TABLE 621

1

MAINTENANCE FERTILIZER SCHEDULE

Plant Type

Fertilizer

Application Rate

Deciduous Trees

8

32

16

16 oz. for each 1 inch of

Caliper

Shrubs and Ground Cover

8

32

16

15 lb. per 1200 square yards

At the end of the period of establishment, the Contractor shall apply 8

32

16 fertilizer at the rates

shown in Table 621

1 for each tree planted and at a rate of 4.5 pounds per 1000 square feet for

planting beds.  The Contractor shall notify the Engineer in writing 48 hours prior to applying the

fertilizer.  The Contractor shall also furnish to the Engineer a schedule of time and location of fert

ilizer

application.

A State of Alaska approved pesticide or insecticide shall be applied as necessary to maintain plant

materials in a healthy and growing condition.  The Contractor shall apply for and receive a

permit to

apply pesticide

from the State of Alaska, Department of Environmental Conservation.  A copy of the

permit shall be supplied to the Engineer.

Protect coniferous trees during the winter from excessive desiccation.  Apply, by spraying, an anti

desiccant or anti

defoliant in the fall of each year of the plant establishment period.

The Contractor shall maintain the planting beds and grass areas in a weed

free condition. Weed

removal shall be a routine maintenance activity.  Weeds include grasses and other undesirable plants

within planting beds.

621-3.05 CLEANUP.

Add the following:  Planted trees, shrubs, and seeded areas shall be kept clean

of litter and garbage during the growing season.

621-3.06 PLANT REPLACEMENTS.

Delete the last sentence and substitute the following:

Plants

shall be replaced following the same details and specifications as used in the original plans.  Plants

which are dead or dying shall be replaced immediately, June through September.  Plants dead at the

end of the growing season shall be replaced at the beginning of the following season.

621-3.07 MAINTENANCE.

Delete the second sentence and substitute the following:

The

maintenance period for this project shall be one year.  Maintenance includes the care of all trees,

shrubs, and ground cover

plantings

during the period of establishment, including the non

growing

season.  Specific work includes watering, pruning, weeding, pest control, and protection of planted

areas.  At the beginning and end of each growing season, the Engineer and Contractor shall undertake a

joint inspection to review conditions and document any changes in maintenance or acceptance of

plantings

. Once established, the seeded areas shall not be mowed.

a.

Watering.

The Contractor shall deep

water all trees and shrubs.  Deep watering shall provide water

penetration through the root zone to a depth of the planting pits with a minimum of runoff.  Rain

will not be considered as a substitute for deep watering unless permitted by the Engineer.

Trees and shrubs shall receive a deep watering at planting time, monthly through the growing

season, and between September 15 and September 30

th

.

b.

Disease Control.

The Contractor shall apply pesticides, insecticides, or other disease

control methods as

necessary to maintain plant health.  Permission of the Engineer and appropriate permits for the

application of insecticides from the Alaska Department of Environmental Conservation must be

obtained prior to the application of any regulated products.

c.

Pruning.

Prune trees and shrubs to remove dead or dying wood and to improve the shape of the plant.

Cuts shall not be painted.  Pruning of flowering trees shall be scheduled to occur right after

flowers drop off or decay.

621-4.01 METHOD OF MEASUREMENT.

Delete this subsection and substitute the following

:

The quantity to be paid for shall be the actual number of plants, alive and healthy at the time of fin

al

inspection.

Furnishing and installing wood chip mulch, planting mix, fertilizing, disposal of unsuitable and surpl

us

material, and water for maintenance of trees and shrubs will not be measured separately, but will be

subsidiary to Section 621 Pay Items included in the bid schedule.

Plant establishment period will not be measured.

621-5.01 BASIS OF PAYMENT.

Add the following:

Payment for Item 621(1), Trees and Item 621(2),

Shrubs will include payment for the one

year plant establishment period (PEP). The accepted quantity of

trees and shrubs planted will be paid for at 70% of the contract price, per unit of measurement, for t

he pay

items when they are acceptably planted.  Payment of the remaining 30% of the contract price will be ma

de

after the Final Maintenance Acceptance Inspection has been conducted.

If damaged trees and shrubs are not repaired or replaced as required within 14 days of written notice,

the

Engineer may replace or have replaced the damaged items and deduct the cost of said repair or

replacement work from remaining payments. The cost of said repair or replacement work will be based

on paid receipts plus 10% administrative markup.

SECTION 622

REST AREA FACILITIES

Special Provisions

622-1.01 DESCRIPTION.  Delete in its entirety and substitute the following: This work shall consist of constructing steel banner posts, banner post attachments, banners and ornamental fencing.  Banner posts, banner post attachments, banners and ornamental fencing shall be constructed in accordance with the plans and with Section 504, Steel Structures.

In addition, this work will also include relocating an existing transit bus shelter from the Old Glenn Highway at Eagle River Road to a new bus shelter pad at Station 15+31, furnishing and installing electrical components to provide bus shelter lighting per plan, and terminating existing electrical service at the existing bus shelter location.  Electrical related materials and work shall conform to section 660, Signals and Lighting.

622-2.01 GENERAL.  Add the following:  Contractor shall provide materials required to construct the banner posts and banner post attachments.

Conform to the following:

Paint	708 as modified

Structural Steel	716

Arc Welding Electrodes	716

Bolts	716

Steel Pipe	716

Steel Forgings	718

Steel Pins & Rollers	718

Woven Wire mesh for banner posts shall be 1/4" squares of 6 gauge wire.  Woven wire for fence sections shall be 1-1/2" square of 4 gauge wire.  All bronze shall be Silicon Bronze, 97% copper 3% silicon.  All Silicon Bronze shall conform to ASTM B96.

Add the following: Contractor shall provide materials required to construct the banners.

Banners shall be fabricated with a dyed acrylic fiber that has a minimum of a 5 year warranty against loss of color, mildew, rot and atmospheric chemicals.  The warranty shall start the day of installation

Add the following: Contractor shall reuse the existing bus shelter as specified and as detailed on the plans.  All other electrical materials shall be new.

622-3.01 GENERAL.  Add the following:  Fabrication and erection shall meet requirements of 504-3.01.

Add the following:

1.	Construction.

a.	All edges shall be free of burs or slag.  All edges of silhouettes shall be rounded such that they are not  sharp to the touch.  Edges shall not be excessively rounded as to alter the appearance of the silhouettes.

b.	All attachments between banner posts and banner post silhouettes shall be sealed with a clear silicon.  Silicon shall not be visible after banner posts are complete.

c.	Contractor to ensure that all banner post attachments are interchangeable and can be removed and installed without bending attachments or scraping finishes.

2.	Finishes.

a.	Comply with NAAMM "Metal Finishes Manual" for recommendations relative to application and designations of finishes.

b.	Silicon bronze and all exposed faces of fence silhouettes and  banner post silhouettes shall be buffed and polished to a high shine.  All bronze pieces shall be sealed with a buffed clear wax coating.

3.	Submittals.

a.	Contractor shall submit shop drawings for banner posts and decorative fence for review and approval by The Engineer.  Fabrication shall not begin prior to The Engineer's approval of the shop drawings.

b.	Contractor shall contact the Municipal Horticulturist and ensure that the constructed hanging basket attachments will accommodate a basket provided by the municipal greenhouse.  Contractor shall submit correspondence with the Municipal Horticulturist stating dimensions of the basket, hanging basket attachment and Municipal approval of hanging basket attachment shop drawing.

c.	Contractor shall submit drawings of three banner designs and one full size finished sample for inspection and approval by The Engineer.

d.	Contractor shall submit a sample of a finished bronze banner silhouette for the Engineers inspection and approval.

4.	Banner design and fabrication requirements.

a.	Banners shall be designed and fabricated by an individual and/or company that has a minimum of five years experience in banner design and fabrication.

b.	Banners fabrication shall consist of fabric applique only.  No printing on banners will be required or permitted.  All pole pockets shall be double fabric reinforced and double stitched.  All edges shall be double folded and double stitched.  Banners shall have two wind pockets each.  If grommets are used grommets shall be spurred.

c.	Three banner designs shall be coordinated and approved by the Director of Chugiak/Eagle River Parks and Recreation, 11901 Business Boulevard, Suite 209, 99577 Telephone: (907) 694-2011 prior to submittal.  Banners shall be simple and abstract in design.  Banners shall consist of a minimum of 3 bright colors.  Banners shall be designed to be viewed from both sides.

Add the following subsections:

622-3.08 PAINTING.  Meet requirements of Subsection 504-3.03 and Section 708 as modified. Surface preparation shall include an abrasive blast to a commercial finish in accordance with SSPC 6 to obtain a 0-75 microns blast profile.  All painting to be applied in the shop.  Color for all fence panels, posts and hardware and banner posts shall be Cobalt blue (RAL 5013).  Contractor to provide color samples for owner review and approval.

622-3.09 BUS SHELTER.  The existing bus shelter and bus shelter lighting shall be installed as detailed on the plans and in conformance with Section 660.

622-4.01 METHOD OF MEASUREMENT.  Add the following:  Banner posts shall be measured by each complete unit, in place.  Concrete footings, banner post attachments, banner post festoon outlets, junction boxes, conduit, conductors, banners and site preparation required for construction of the banner posts shall not be measured but shall be subsidiary to measurement of the banner standard.

Ornamental fencing shall be measured by the linear foot of fencing installed.  Sleeves, posts and other appurtenances required as part of the fence installation shall not be measured, but shall be subsidiary to the fabrication and installation of the fence.  Coating ornamental fence and steel banner posts is subsidiary to construction of fences and banner posts.

Bus Shelter.  Measurement will be for relocating and installing a bus shelter, installing bus shelter lighting, and for retiring the existing electrical service to the existing bus shelter at Old Glenn Highway and Eagle River Road.  All materials and work necessary to complete this task shall be subsidiary.

622-5.01 BASIS OF PAYMENT.  Payment for items installed under this section will include all labor, equipment and materials necessary to install the work as shown on the plans.

Coating ornamental fence and steel banner posts is subsidiary.

Pay Item No.	Pay Item	Pay Unit

622(21)	Ornamental Fence	Linear Foot

622(28)	Banner Posts	Each

622(29)	Relocate Bus Shelter 	Each

SECTION 626

SANITARY SEWER SYSTEM

Special Provisions

626-1.01  DESCRIPTION.

Add the following:

For purposes of these Special Provisions, "

AWWU

"

shall mean the Anchorage Water and Wastewater Utility, Engineering Division, Project Management

Section at (907) 564-2785.

626-3.01  CONSTRUCTION REQUIREMENTS.

Add the following after the last paragraph

:

Adjusting existing sanitary sewer

cleanout

shall consist of raising or lowering existing sanitary sewer

cleanout

to conform to the final grade in accordance with the locations and details shown on the plans.

Where the sanitary sewer clean out is adjustable, it shall be adjusted with adaptable extension pieces

.

Where the sanitary sewer

cleanout

is constructed with ductile iron, additional iron conduit shall be

welded to raise the cover, lowering shall be accomplished by cutting the existing sanitary sewer

cleanout

pipe.

All adjustments to sanitary sewer

cleanouts

shall conform to the requirements of

M.A.S.S.

, Sections

50.12 and

M.A.S.S.

Standard Details 50

20 and 50

21.

It shall be the Contractor

s responsibility to protect and maintain all sanitary sewer

cleanouts

in an

operable condition during all phases of construction.

The Contractor shall schedule a field inspection with

AWWU

and the Engineer to witness and

document the condition of the existing

cleanout

prior to construction.  The Contractor shall provide

AWWU

48 hours advance written notice of the scheduled field inspection and provide the Engineer

with a copy.

AWWU

shall locate and inspect the existing sanitary sewer

cleanout

to insure it is in working order.

Cleaning or repair to the sanitary sewer

cleanout

prior to adjustment will be accomplished by

AWWU

at no cost to the Contractor.

Failure of the Contractor to schedule and participate in the sanitary sewer

cleanout

inspection shall

result in the Contractor forfeiting all rights to claim that the

cleanout

was damaged prior to his beginning

work.

If

AWWU

finds the sanitary sewer

cleanout

damaged or otherwise rendered inoperable at any time

after the inspection as described above, the Contractor shall repair the damages at his expense.

Final Acceptance

.  The Contractor shall, upon completion of all work involved, notify the Engineer in

writing of completion and request a pre

final inspection of the project.  This inspection will be

performed in the presence of the Engineer,

AWWU

, and the Contractor.  Copies of a list of

deficiencies, if any, indicated by this inspection will be furnished to the Contractor for remedial ac

tion.

When all corrective action has been completed, the Contractor shall notify the Engineer, and an

acceptance inspection will be performed.

626-4.01  METHOD OF MEASUREMENT.

Add the following

:  Measurement will be by the

number of sanitary sewer

cleanouts

adjusted including all labor, equipment, and materials necessary to

complete the work shown on the plans.

626-5.01  BASIS OF PAYMENT.

Add the following Pay Item

:

Pay Item No.

Pay Item

Pay Unit

626(18)

Adjust Sanitary Sewer

Cleanout

Each

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01  DESCRIPTION.

Add the following:

For purposes of these Special Provisions, "

AWWU

"

shall mean the Anchorage Water and Wastewater Utility, Engineering Division, Project Management

Section at (907) 564-2785. This work shall include the installation, testing, flushing, and chlorinati

on or

hand cleaning of water systems for acceptance by

AWWU

.  The Contractor shall also provide as-

builts

in accordance with the conditions prescribed herein.

627-2.01 MATERIALS.

Add the following:

All materials used in the construction or adjustment of the

Water System shall conform to the Drawings and the 1994 edition of the Municipality of Anchorage

Standard Specifications (

M.A.S.S.

), Division 60.00, and Sections 70.08 and 70.09.

All water main and fire hydrant laterals shall be Class 52, Ductile Iron Pipe unless otherwise noted.

All

Ductile Iron and Cast Iron pipe, fittings, and valves installed  shall be wrapped with a layer of poly

ethylene

encasement material 8 mm thick and conforming to the latest editions of ANSI/

AWWA

A21.5/C105.  The

polyethylene encasement shall be installed in strict compliance with the methods described in the late

st

editions of ANSI/

AWWA

A21.5/C105 and Ductile Iron Pipe Research Association's "A Guide For The

Installation Of Ductile Iron Pipe".

CONSTRUCTION REQUIREMENTS

627-3.01  GENERAL.

Add the following before the first paragraph

:

AWWU

, through the Engineer,

reserves the right to suspend the water system installation at any time if the Contractor fails to mee

t the

requirements set forth herein.  Work will be suspended until such time as the Contractor makes the

necessary corrections.  Suspensions of work will not entitle the Contractor to an extension of time fo

r the

completion of the project, and will not entitle him to extra payment for costs incurred.

In those areas where the presence of existing abandoned pipe causes a conflict with new or existing ut

ilities

or facilities, the pipe may be removed as a subsidiary item of construction.  All abandoned materials

removed and not reused shall become the property of the Contractor, unless specifically addressed

otherwise in the contract.

Prior to removing or disrupting service to fire hydrants, the Contractor shall contact the Anchorage F

ire

Department, Chief Dispatcher at 267-4950 and Deputy Fire Chief at 267-4935 at least 48 hours in

advance of any construction.

Add the following to the eighth paragraph:

Concrete thrust blocks or tie back rods of the type shown on

the plans shall be installed where the pipe line terminates or changes alignment, utilizes a tee, cros

s, bend,

reducer, or similar fitting. Either poured-in-place or precast thrust blocks are acceptable if the min

imum

base area is sufficient as shown on the plans.  Concrete for the thrust blocks shall be Class A.  If t

he

Contractor elects to use poured-in-place thrust blocks, all pipe and fittings exposed to concrete shal

l be

double wrapped with 4-mil

Visqueen

, or equal, prior to placement of the concrete.  Poured-in-place thrust

blocks shall be cured a minimum of 7 days prior to the application of any hydrostatic loads.

Add the following:

Reset Valve Box:

All construction shall conform to the requirements defined in the 1994 edition of the

Municipality of Anchorage Standard Specifications (

M.A.S.S.

), Sections 60.03 and 70.08, and

M.A.S.S.

Standard Detail 60

4.  All locations where resetting a valve box is required shall be excavated to the top

of the valve.  Extreme care must be exercised when working around existing Water Utility water valves

and

mains.  Visual inspection of the work by an

AWWU

inspector shall be required.  The Contractor will be

responsible for coordination of inspection from

AWWU

.  Provide a minimum 24 hours notice.

Disconnect/Reconnect Water Service:

If an existing water service is to be disconnected the Contractor shall

disconnect the service by excavating to the main at the locations noted on the Plans, closing the corp

oration

stop, and disconnecting  the copper service.  Where replacement service lines are required the corpora

tion

stop from the existing service line may be reused provided that corporation stop was installed with a

tapping

saddle.  If a tapping saddle is not present, the Contractor shall install one or discontinue the servi

ce and

perform a new live tap. All work associated with water service lines shall conform to the requirements

defined in the 1994

edition of the Municipality of Anchorage Standard Specifications (

M.A.S.S.

), Section 60.06, and

M.A.S.S.

Standard Details 60

10, and 60

11.

Relocate/Install Fire Hydrant:

Remove existing fire hydrant and associated assembly where designated on

the Plans.  An

AWWU

inspector shall be present during all disconnections and installation of fire hydrants

and water service lines.  The Contractor shall salvage the fire hydrants and deliver them, cleaned and

undamaged, to the

AWWU

Operations and Maintenance Division warehouse located at 325 E. 94th

Court, Anchorage, Alaska, at the expense of the Contractor.  At least 48 hours prior to planned delive

ry,

the Contractor shall provide notification to the Water Utility.  The remainder of the fire hydrant ass

emblies,

i.e. the leg pipe, auxiliary gate valve, valve

box, steam thaw piping, and tie back rods, shall become the property of the Contractor. The Contractor

shall furnish and install "L

Base" Fire Hydrant Assemblies, including the fire hydrant leg pipe, auxiliary gate

valve, valve box, steam thaw piping, restrained joint/restraining system, and fire hydrant at the loca

tions

shown on the Plans.  All fire hydrants shall be adjusted to final grade by

AWWU

maintenance department.

Provide 48 hours minimum notification.  The contractor is responsible for all coordination and payment

.

Work shall be in conformance with the requirements defined in the 1994 edition of the Municipality of

Anchorage Standard Specifications (

M.A.S.S.

), Section 60.04, and

M.A.S.S.

Standard Details 60

5, 60

6, and 60

8 with the following exceptions:

All references to tie backs and tie rods shall be replaced with restrained joints. Tie back rods

and/or tie back rod and shackle assemblies will not be acceptable as restrained joints or restraining

system for fittings or valves.

The dimension on

M.A.S.S.

Standard Detail 60

8, from the vertical face of the hydrant to the

center of the guard post, shall be increased from two feet to three feet.

The contractor shall provide 72 hours written notice to the Engineer, the Anchorage Fire Department, a

nd

affected property owners/businesses prior to anticipated mainline flow interruptions.  It shall be the

Contractor's responsibility to coordinate "turn

off" and "turn

on" with the Engineer.

Salvageable Materials

.  Unless specifically addressed otherwise in these Contract Documents, all existing

water valves, tees, bends, and conduit (including ductile iron pipe) removed but not reinstalled and d

eclared

"salvageable materials" shall become the property of the Contractor.

Final Acceptance

.  The Contractor shall, upon completion of all work involved, notify the Engineer in

writing of completion and request a pre-final inspection of the project.  This inspection will be perf

ormed

in the presence of the Engineer,

AWWU

, and the Contractor.  Copies of a list of deficiencies, if any,

indicated by this inspection will be furnished to the Contractor for remedial action.  When all correc

tive

action has been completed, the Contractor shall notify the Engineer, and an acceptance inspection will

be

performed.

627-3.03  FIRE HYDRANTS.

Delete this subsection in its entirety and substitute the following:

Hydrant Relocation

.  An existing fire hydrant, including assembly, is designated on the plans to be removed

and relocated. The Contractor shall disconnect the existing fire hydrant assembly at the main and inst

all it

at the location shown on the plans. The Contractor shall install the gate valve with box and the prope

r length

of leg section to provide the desired offset of the fire hydrant from the centerline.  The Contractor

shall give

7 days notice to

AWWU

prior to backfilling the hydrant. The Contractor will provide

AWWU

with the

existing and final traffic flange elevations.

AWWU

will be responsible for vertical adjustments of all fire

hydrants.

The Contractor shall provide all trench excavation, bracing, shoring, backfill, and compaction necessa

ry

to relocate the fire hydrant assembly and the steam thaw pipes in accordance with the details shown on

the

plans.

All fire hydrant legs shall be installed level. The fire hydrant barrel shall be installed plumb, and

the drain

plug shall not be removed prior to installation.  The Contractor shall verify that all drain plugs are

in place

and tighten before acceptance.

The Contractor shall paint in 2-inch black lettered stencils, the direction and distances to the neare

st 0.1

foot the distance to the valve box on the face of the fire hydrant directly below the bonnet flange.

Hydrant Installation

.  A fire hydrant is designated on the plans to be installed.  The Contractor shall install

the new fire hydrant at the location shown on the plans prior to removing the fire

hyrdrant

designated for

removal on the plans.  The Contractor shall install a gate valve with box and the proper length of leg

section

to provide the desired offset of the fire hydrant

fron

the centerline.  The Contractor shall give 7 days notice

to

AWWU

prior to backfilling the hydrant.  The Contractor will provide

AWWU

with the final traffic flange

elevation.

AWWU

will be responsible for vertical adjustment of the fire hydrant.

The Contractor shall provide all trench excavation, bracing, shoring, backfill, and compaction necessa

ry

to install the fire hydrant assembly and the steam thaw pipes in accordance with the details shown on

the

plans.

All fire hydrant legs shall be installed level. The fire hydrant barrel shall be installed plumb, and

the drain

plug shall not be removed prior to installation.  The Contractor shall verify that the drain plug is i

n place and

tighten before acceptance.

The Contractor shall paint in 2-inch black lettered stencils, the direction and distances to the neare

st 0.1

foot the distance to the valve box on the face of the fire hydrant directly below the bonnet flange.

627-3.04.

Add the following:

Valves shall be installed where shown on the plans.  The interiors of all

valves shall be cleaned of all foreign matter before installation.  If the valve is at the end of the

line, it shall

be plugged prior to backfilling.  The valve shall be inspected by a representative of

AWWU

, in the open

and closed positions to ascertain that all parts are in good working condition.

627

3.05.

Add

the

following

: It shall be the Contractor's responsibility to protect and maintain all valves,

valves boxes, and fire hydrants in an operable condition during all phases of construction.

The Contractor shall schedule a field inspection with

AWWU

and the Engineer to witness and document

the condition of the existing valves, valve boxes, and fire hydrants prior to adjustment. The Contract

or shall

provide

AWWU

48 hours advance written notice of the scheduled field inspection and provide the

Engineer with a copy.

AWWU

shall locate and inspect the existing valves, valve boxes, and fire hydrants to insure they are in

working order. Cleaning or repair to the valves or valve boxes prior to adjustment will be accomplishe

d

by

AWWU

at no cost to the Contractor.

Failure of the Contractor to schedule and participate in the valve, valve box, and fire hydrant inspec

tion

shall result in the Contractor forfeiting all rights to claim that the valves were damaged prior to hi

s beginning

work.

If

AWWU

finds a valve, valve box, or fire hydrant damaged or otherwise rendered inoperable at any time

after the inspection as described above, the Contractor shall repair the damage at his expense.

The Contractor shall schedule a final field review with

AWWU

and the Engineer upon completion of the

valve box adjustment.

Replace Section 630 with the following:

SECTION 630

GEOTEXTILE FOR EMBANKMENT SEPARATION AND REINFORCEMENT

Standard Modifications

630-1.01 DESCRIPTION.

Prepare surfaces and furnish and place

geotextiles

for embankment

separation and/or reinforcement as shown on the plans.

630-2.01 MATERIALS.

Geotextiles

and thread used for sewing shall conform to Subsection

729-2.01, Embankment Separation and Reinforcement.

630-3.01 CONSTRUCTION.

1.

Surface Preparation

. Prepare surface by removal of stumps, boulders and sharp objects. Fill

holes and large ruts with material shown on the plans or as approved.

2.

Geotextile

Placement

. Unroll

geotextile

directly onto the prepared surface. Stretch

geotextile

to

remove any creases or wrinkles. Exposure of

geotextiles

to the elements after removal of

protective covering shall not exceed 5 days.

a.

Separation

. Lay

geotextile

for embankment separation parallel to the direction of the

material spread. When laid on horizontal curves, it shall be placed in segment lengths

not exceeding those listed in Table 630-1, with butt ends cut to match and sewn or

overlapped. When laid on tangents, the

geotextile

shall be straightened and butt ends

sewn or overlapped.

b.

Reinforcement

. Lay

geotextile

for embankment reinforcement perpendicular to the

roadway centerline. Join segments by sewing or an approved bonding or attachment

process.

TABLE 630-1

GEOTEXTILE PLACEMENT ON CURVES

Degree of Curve

Maximum Segment Length (feet)

1

125

2

90

3

75

4

65

5

55

6

50

3.

Joining

. Join

geotextile

for embankment separation by sewing or overlapping. Join

geotextile

for

reinforcement by sewing. Bonding or other attachment methods may be used, subject to approval.

a.

Sewn seams shall be of the Butterfly or J-seam type and develop a minimum of 85 percent

of the specified

geotextile

grab strength. Seams shall be sewn with a double

thread chain

stitch (lock stitch). Adjacent sections of

geotextile

shall be brought together and folded so

that the stitching penetrates four layers of

geotextile

for the full seam length. The stitching

line shall be 1-

inches (

+

inch) from the folded edge of the seam and at least

inch

from the free edge of the

geotextile

. Illustrations showing correct stitch formation and seam

configurations are provided in Figure 1.2 (page 21) of the

FHWA

publication,

Geotextile

Design & Construction Guidelines,

FHWA

HI

90

001, October, 1989.

b.

Sections joined by overlapping shall be overlapped a minimum of three feet.

4.

Material Placing and Spreading

. During placing and spreading, a minimum depth of 1 foot of cover

material shall be maintained at all times between the

geotextile

and the wheels or tracks of the

construction equipment.

Spread the material in the direction of the

geotextile

overlap. Maintain proper overlap and

geotextile

continuity. If sewn or bonded seams are used, place the cover material and spread in

only one direction for the entire length of the

geotextile

. On weak

subgrades

, spread the cover

material simultaneously with dumping to minimize the potential of a localized

subgrade

failure.

Construction equipment shall not make sudden stops, starts, or turns on the cover material. Use

a smooth drum roller to achieve the specified density.

5.

Geotextile

Repair

.

a.

Separation

. Overlay torn area with

geotextile

with a minimum three foot overlap around

the edges of the torn area. The patch shall remain in place when material is placed over the

affected area.

b.

Reinforcement

. Sew or bond as described under Subsection 630

3.01.3, Joining.

630-4.01 METHOD OF MEASUREMENT.

Geotextile

will be measured in final position by the square

yard, determined by multiplying plan neat line width by the measured length parallel to installation c

enterline

along the ground surface, for installations acceptably completed. No allowance will be made for overla

p,

whether at joints or patches.

630-5.01 BASIS OF PAYMENT.

Payment will be made at the contract unit price per square yard. This

price will be full compensation for furnishing all materials, surface preparation, laying the

geotextile

, and for

all labor, equipment, and incidentals necessary to complete this item.

Material used to fill ruts and holes will be paid for at the unit price for the class of material used

.

Payment will be made under:

Pay Item No

.

Pay Item

Pay Unit

630(1)

Geotextile

, Separation

Square Yard

(

7/2/93

)

M38

SECTION 635

INSULATION BOARD

Special Provisions

635-1.01 DESCRIPTION. Add the following: Insulation will be placed between a storm drain and a sanitary sewer or waterline when the separation is less than 3-feet. This work will also consist of placing a sand blanket bedding under and over the horizontal insulation boards.

635-2.01 MATERIALS. Delete this subsection in its entirety and add the following: Use materials that conform to the following:

Insulation Boards. AASHTO M 230 96, Type VII, except that extrusion is not required and the maximum water absorption by weight is 10%, as determined by ASTM C 272.  Meet or exceed the minimum R Value listed in the insulation board table below.

Insulation Board Table

Thickness Per Plan	Minimum Compressive Strength	Minimum R-Value

1 inch	60 psi	5.0

2 inch	60 psi	10.0

3 inch	60 psi	15.0

Sand Blanket.  Subsection 703-2.12.

635-3.01 CONSTRUCTION REQUIREMENTS. Delete the second paragraph and substitute the following: The horizontal insulation board shall be laid on a sand blanket leveling course, and covered with sand blanket material, spread and compacted to a depth of 4-inches prior to the placing of subsequent lifts.  Spreading and compacting equipment shall be approved by the Engineer.

635-4.01 METHOD OF MEASUREMENT. Delete this subsection in its entirety and replace with the following: By the horizontal square yard of insulation board, in place, complete and accepted. Sand blanket material will not be measured for payment.

635-5.01 BASIS OF PAYMENT. Add the following: Sand blanket material will not be paid for separately, but will be subsidiary to Item 635(1) Insulation Board.

Under Pay Unit, delete MBM and replace with the following: Square Yard.

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Standard Modification

640

2.01 METHOD OF MEASUREMENT.

Delete items 3. and 4. and substitute the following

:

3

.

The remaining balance of the amount bid for this item will be paid after all

submittals

required

under the Contract are received and approved.

(06/25/99)

M 77

Delete Section 641 in its entirety and substitute the following

:

SECTION 641

TEMPORARY EROSION AND POLLUTION

CONTROL

Special Provisions

641-1.01 DESCRIPTION.

This work shall consist of planning, providing, and maintaining control of

erosion, water pollution, and hazardous materials contamination.

This work shall also include installation of silt fences as shown on the plans or as directed by the

Engineer.

641-1.02 DEFINITIONS.

1

.

Erosion and Sediment Control Plan (

ESCP

). The Department's general plan for the permanent

and temporary control of erosion and sedimentation during construction of the project as

contained in the plans and specifications, and supplemented by the Department's Erosion

Prevention and Sediment Control Plan - Policy and Procedures; Guide to Preparing Erosion

Prevention and Sediment Control Plans and Best Management Practices for Construction

Erosion and Sediment Control. The Department has prepared an

ESCP

and it is in Appendix

"Permits."

2

.

Storm Water Pollution Prevention Plan (

SWPPP

). The detailed site-specific plan prepared by

the Contractor for the temporary and permanent control of erosion and sedimentation during

construction of the project. The

SWPPP

is based upon the

ESCP

, and prepared according to

guidance provided in the National Pollutant Discharge Elimination System General Permit for

Storm Water Discharges from Construction Sites (

NPDES

General Permit).

3

.

Hazardous Material Control Plan (

HMCP

). The Contractor's detailed plan for the prevention,

containment, cleanup, and disposal of hazardous waste material, including petroleum products

generated by construction equipment or activities. Included in the

HMCP

is a list of quantities

and types of equipment and materials available on the site where hazardous substance

containment and cleanup will be done. The plan also describes how and where the Contractor

will carry out and control out construction equipment fueling and maintenance activities.

4

.

Notice of Intent (

NOI

) to utilize the

NPDES

General Permit for Alaska. This is a standard form

(EPA Form 3510-9) giving notice to the U.S. Environmental Protection Agency (EPA) the

Contractor will conduct that work in compliance with the

NPDES

General Permit. The

NPDES

General Permit authorizes discharges of storm water from construction activities

involving more than 5 acres of land. The Contractor prepares the

NOI

, and submits, a minimum

of 5 days before the preconstruction conference, to the Department for approval.

5

.

Notice of Termination (NOT) of coverage under the

NPDES

General Permit for Alaska. This

is a standard form (EPA Form 3510-7(8-98)) that constitutes notice that the Contractor has

stabilized the project site or when an Operator of a construction activity, as defined in the

NPDES

General Permit, changes. The Contractor prepares the NOT, and submits it to the

Engineer once final stabilization of the project site has been completed.

6

.

Final Stabilization is when all soil disturbing activities at the site have been completed and the

Contractor has established a uniform perennial vegetative cover, with a density of 70 percent of

the cover for unpaved areas not covered by permanent structures, or the Contractor has

employed equivalent permanent stabilization measures (such as the use of

riprap

,

gabions

, or

geotextiles

). The Engineer determines when final stabilization has occurred.

7

.

Project Summary is a brief description of the activities covered under the

NPDES

General

Permit. This shall be on a single sheet and shall describe the areas that the Contractor will

disturb to the nearest hectare, the primary pollutants expected from the activities, and the type

of treatment the Contractor will provide.

8

.

Best Management Practices (BMP) is defined as any program, technology, process, siting

criteria, operating method, measure, or device which controls, prevents, removes, or reduces

pollution.

641-1.03

SUBMITTALS

.

Submit the following items for approval a minimum of 5 days prior to the

preconstruction conference:

1.

Draft Storm Water Pollution Prevention Plan

(

SWPPP

).

2.

Hazardous Material Control Plan

(

HMCP

).

3.

Notice of Intent

(

NOI

).

4.

Project Summary

.

The Engineer will review

submittals

within 14 calendar days. If modifications are required for approval,

modify the

submittals

within 5 calendar days of receiving comments from the Engineer.

The

SWPPP

shall be prepared and stamped by a professional engineer currently registered in the State

of Alaska. The Department will review the draft

SWPPP

, and either approve it, or recommend

changes. Make all necessary revisions to obtain the Department's approval of the

SWPPP

. The

approved

SWPPP

becomes the project

SWPPP

.  You and the Department shall sign and certify it in

accordance with the

NPDES

General Permit.

Implement all measures in the

SWPPP

and ensure that it remains current.

Once the Department approves the

SWPPP

, the Engineer will submit your

NOI

along with the

Department's

NOI

to the EPA via Certified Mail. The Engineer will also submit copies of the

NOI

, the

SWPPP

, and the Project Summary to the State of Alaska Department of Environmental Conservation

(DEC) Storm Water Coordinator.  Do not begin earth disturbing work until the following two items

have been received in writing:

1) Department approval of the

SWPPP

2) Notification that 48 hours have passed since the Engineer mailed the

NOIs

to EPA and DEC.

Post the following at the construction site:

1.

NPDES

Permit number if available, or a copy of the

NOI

.

2.

Name and phone number of Contractor's local contact person.

3.

Project Summary.

4.

The location of a

SWPPP

available for viewing by the public.

Amend the

SWPPP

within 7 days, when requested by the Engineer. All

SWPPP

amendments shall be

prepared and stamped by a professional engineer currently registered in Alaska. The approval process

for amendments to the

SWPPP

is the same as with the draft

SWPPP

.

If a storm event occurs where storm water discharges poses a threat to water quality, take immediate

action to preclude pollution subject to the directive of the Engineer. Submit to the Engineer, within

7

days of the storm event, an amended

SWPPP

covering the emergency measures taken.

Prior to project closeout and demobilization, you and Engineer shall review the project to determine i

f

all areas disturbed by construction meet the requirements for final stabilization. When final stabiliz

ation

has been accomplished, submit a signed Notice of Termination (NOT) to the Engineer.

641-1.04 STORM WATER POLLUTION PREVENTION PLAN.

Prepare a

SWPPP

that

covers all ground disturbing activities designated by the contract including offsite support activitie

s.

Examples of support activities are; concrete or asphalt batch plants, equipment staging yards,

overburden and material stockpiles, excavated material disposal areas, borrow areas, etc., activities

only for that permitted project. In contrast, the definition of commercial operations that the

SWPPP

cannot cover under this permit, are those operations that serve multiple unrelated projects and would

continue to operate after project completion.

A detailed description of the required contents of the

SWPPP

is found in the 1998

NPDES

General

Permit for construction activities in Alaska. The

SWPPP

shall follow the format presented in the

NPDES

General Permit and address all storm water discharge control and management issues

identified in the

ESCP

. The

SWPPP

shall include the following:

1

.

Site Description

.

a.

A description of the nature of the construction activity.

b.

A description of the intended sequence of major ground disturbing activities such as

grubbing, excavation, grading, or utility installation.

c.

Estimates of the total area of the site and the total area of the site expected to be

disturbed, including offsite support areas.

d.

Estimates of the runoff coefficient of the site for preconstruction and post-construction

conditions and data describing the soil or quality of any discharge from the site.

e.

A general location map and a site map showing the following:

(1)

drainage patterns

(2)

approximate slopes after grading

(3)

areas of soil disturbance and undisturbed areas

(4)

locations of major structural and nonstructural controls identified in the

SWPPP

and locations where stabilization is expected to occur

(5)

locations of offsite material, waste, borrow or equipment storage areas

(6)

locations of surface waters, including wetlands, and the locations where storm

water discharges to surface waters

f.

Location and description of any discharge associated with industrial activity other than

construction, and location of storm water discharges from dedicated asphalt or

concrete plants covered by this permit.

g.

The name of the storm water discharge receiving water(s). The aerial extent and

description of wetlands or special aquatic sites at or near the project site that will be

disturbed or receive storm water discharge.

h.

A copy of the 1998

NPDES

General Permit that can be an appendix to the

SWPPP

.

i

.

Information on whether listed threatened or endangered species, or their critical habitats

are found in proximity to the project and off site support areas, and whether storm

water discharges or related activities may affect such species or habitat.

2.

Controls

. The

SWPPP

shall include a description of appropriate control measures (BMP)

which will be implemented as part of the construction activity to control pollutants in storm

water discharges.

The

SWPPP

shall clearly describe, for each major soil disturbing activity described in 1b

above, the appropriate control measures and the general timing (or sequence) during the

construction process that the measures will be implemented, and who (you or a subcontractor)

will be responsible for implementation.

The description and implementation of controls shall address the following minimum

components:

a.

Erosion and Sediment Controls.

(1)

Short and Long Term Goals and Criteria designed to retain sediment on the site

to the practicable extent, and shall include off site support areas.

(2)

Stabilization Practices and implementation schedule. This shall include a

description of interim and permanent stabilization practices such as the

preservation of vegetative cover, temporary and permanent vegetation

establishment, mulching,

geotextiles

, etc.

Maintain the following records and attach to the

SWPPP

:

(a)

the dates when major grading activities occur;

(b)

the dates when construction activities cease on a portion of the site,

either temporarily or permanently;

(c)

and the dates when stabilization measures are initiated.

(3)

Structural Practices. This shall include a description of structural practices to

divert flows from exposed soils, store flows, or otherwise limit runoff and

discharges. Examples of structural practices include but are not limited to silt

fences, earth dikes, drainage

swales

, sediment traps, check dams, subsurface

drains, and temporary and permanent sediment basins.

b.

Storm Water Management. A description of measures that will be performed during

construction to control pollutants in storm water discharges that will occur after

construction operations. Examples of storm water management measures include but

are not limited to storm water detention structures (wet ponds), storm water retention

structures, flow attenuation, on site filtration, and sequential systems.

c.

Other Controls. This section shall address measures to minimize dust and offsite vehicle

tracking of sediments; a description of any on site material storage and measures to

minimize exposure of the materials to storm water, and measures for spill prevention

and response; a description of pollutant sources from areas other than construction and

a description of controls. The

SWPPP

shall also include a description of measures

necessary to protect listed endangered or threatened species or critical habitats.

Amend the

SWPPP

whenever a change in design, construction, operation, or maintenance

occurs.  Update the

SWPPP

to remain consistent with any changes applicable to protecting

surface water resources.

3.

Maintenance

. Maintain all erosion and sediment control measures and other protective

measures identified in the

SWPPP

in effective operating condition until the Engineer has

submitted the NOT to the EPA. If the required inspections described in the following item

identify

BMPs

that are not operating effectively, perform maintenance before the next

anticipated storm event, or as necessary to maintain the continued effectiveness of storm water

controls. If maintenance prior to the next anticipated storm event is impracticable, accomplish

maintenance as soon as practicable.

4

.

Inspections

. Qualified personnel shall inspect the following:

a.

Disturbed areas of the construction that are not stabilized.

b.

Areas used for storage of materials that the Contractor exposes to precipitation.

c.

Structural control measures.

d.

Locations where vehicles enter or exit the site.

Inspections shall occur at least once every 7 calendar days and within 24 hours of the end of a

storm event of

inch or greater of rain. Based on the results of the inspection, modify the

SWPPP

as necessary to include additional or modified BMP to correct identified problems.

Revisions to the

SWPPP

shall be completed within 7 days following inspections. If

modifications to existing BMP are necessary, implementation shall be completed within 7 days.

You are eligible for a waiver of monthly inspection requirements until one month before

expected thawing conditions result in a discharge, if all of the following requirements are met:

a.

The project is located in an area where the Engineer anticipates frozen conditions to

continue for extended periods of time (

ie

, more than one month).

b.

Land disturbance activities have been suspended.

c.

Beginning and ending dates of the waiver period in the

SWPPP

have been documented.

5

.

Inspection Reports

. Prepare a report with the following information:

a.

A summary of the scope of the inspection.

b.

The name(s) and qualifications of personnel making the inspection.

c.

The date of the inspection.

d.

Major observations relating to the implementation of the

SWPPP

.

e.

Any actions taken as the result of the inspection.

Prepare inspection reports until the Engineer has submitted the NOT to the EPA. Retain all

inspection reports as part of the

SWPPP

for at least three years from the date of final

stabilization. The report shall also identify any areas of a noncompliance. Where a report does

not identify any incidents of a noncompliance, the report shall contain a certification that the

facility is in compliance with the

SWPPP

and

NPDES

General Permit. Sign the report verifying

that it was done in accordance with Part

VI.G

of the

NPDES

General Permit.  The

SWPPP

shall include all certifications in the appendix. Submit inspection reports to the Engineer within

three (3) days of the inspection.

6

.

Non-Storm Water Discharges

. Identify in the

SWPPP

storm water discharges associated with

the construction activities that combined with non-storm water. List these in Part III.A.2 or 3 of

the

NPDES

General Permit.  Exclude flows from fire fighting activities.  The

SWPPP

shall

identify and ensure the implementation of appropriate pollution prevention measures for the

non-storm water component(s) of the discharge.

641-1.05 HAZARDOUS MATERIAL CONTROL PLAN REQUIREMENTS

Comply with all state and federal regulations that pertain to the handling, storage, cleanup, and disp

osal

of petroleum products or other hazardous substances. Prepare the

HMCP

detailing a fueling and

maintenance plan for equipment and machinery. Identify locations where fueling and maintenance

activities are to take place, and any controls to contain the accidental spillage of petroleum product

s.

Provide a list and estimate quantities in the

HMCP

of potentially hazardous materials, including

petroleum products that shall be used and/or stored on the site. Identify a plan for the disposal of w

aste

petroleum products and/or other hazardous wastes generated by the project in the

HMCP

.

Additionally, detail a plan for prevention, containment, cleanup and disposal of soil and water

contaminated by accidental spills, and a plan for encountering unexpected contaminated soil and water

during construction in the

HMCP

.

641-2.01 MATERIALS

. Accomplish erosion and pollution control measures utilizing BMP as

specified in the

SWPPP

and

HMCP

. Undertake ground disturbing activities after the seeding deadline

only under the following conditions:

1.

The

SWPPP

describes the work and controls to be taken to control storm water runoff

after the seeding deadline.

2.

Personnel, materials, and equipment are on hand to accomplish the control measures

identified in the

SWPPP

.

3.

Stabilize all disturbed areas against erosion within 7 days of the temporary or

permanent cessation of work on the slopes. Stabilization practices may include

mulching,

geotextile

, sod, covering with sheet plastic, or other equivalent measures.

The silt fence filtration material shall meet the requirements of subsection 729-2.04 Sediment Control

.

The silt fence support framework shall be finished 2" x 2" wood, 3" diameter wood, #6

rebar

with PVC

sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer

.

The mesh support shall be

WWF

6x6 W1xW1 or as approved by the Engineer.

641-3.01 CONSTRUCTION REQUIREMENTS.

Comply with all requirements of the

NPDES

General Permit for Alaska, and implement all temporary and permanent measures identified in the

SWPPP

and plans until the Engineer has submitted the NOT to the EPA. You and the  Department

shall share responsibility for inspecting, and the your representative shall prepare inspection report

s per

the requirements of the

NPDES

General Permit. Compliance with the

NPDES

General Permit does not

reduce the Engineer's authority to direct additional erosion control measures deemed appropriate. The

Department reserves the right to hire another contractor to perform this work if you are unresponsive

or

the Engineer cannot reach a suitable agreement with you.

Prior to the start of construction, you, your representative, the professional engineer who stamped th

e

SWPPP

, and the Engineer shall have an on site inspection to discuss the

SWPPP

implementation and

the requirements under that plan.

You shall be responsible for the containment, cleanup, and disposal of all construction related

discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water. You shall

also be responsible for performing all fueling operations in a safe and environmentally

responsible

manner. Performance of this activity shall comply with the requirements of 18

AAC

75 and Title 46 of

the Alaska Statutes.

Silt fences shall be installed prior to any work in or near the locations shown on the plans, and in

accordance with the provisions of subsection 107-1.11, Protection and Restoration of Property and

Landscape. Install additional silt fencing at other sites as directed by the Engineer.

Do not remove the silt fence until the slopes have been stabilized from further erosion as determined

by

the Engineer. Remove the silt fence after the completion of construction at those sites. Dispose of th

e

silt fence off the project. Cut the fabric off at ground level and remove the wire and posts. Do not

discharge silt into the wetlands or

waterbodies

when removing the silt fence. If a sediment height in

excess of 4 inches above ground remains, spread the sediment on the roadway side of the fence

location and seed immediately in accordance with Section 618, Seeding.

641-4.01 METHOD OF MEASUREMENT.

Item 641(1) Erosion and Pollution Control

Administration, will not be measured for payment.  The Engineer's acceptance will constitute

measurement.

Item 641(2) Erosion and Pollution Control, will be measured in the manner specified in the directive

authorizing the work.

641-5.01 BASIS OF PAYMENT.

Item 641(1) Erosion and Pollution Control Administration, will be

full compensation for administration of erosion control including plan preparation and amendments,

inspection, monitoring, reporting and record keeping.

Item 641(2) Erosion and Pollution Control, will be full compensation for providing all labor, equipmen

t,

and materials required to accomplish the work, as specified in the directive authorizing the work.

Failure to perform the following items diligently:

a) pursue work required by the approved

SWPPP

,

b) respond to inspection recommendations and/or deficiencies in the SWPPP,

c) implement erosion and sedimentation controls identified by the Engineer,

will result in a permanent price adjustment under Item 641(6). If you do not respond within 2 hours of

the Engineer's directive, then an amount equal to five percent of the total amount earned from all

previous and subsequent progress payments on the contract or $50,000 which ever is greater, will be

withheld, and a permanent price adjustment made equivalent to:

1.

$500 per hour for the first 4 hours of non-action;

2.

$1,000 per hour for every hour over four, but less than 10;

3.

$1,500 per hour for every hour over 10 hours of non-action.

The Price Adjustment will cease when the Engineer has accepted corrective actions. The Department

reserves the right to hire another contractor to do corrective action, and to reduce the contract amou

nt

by this cost plus the cost to the Department implementing another contract.

In addition, the Engineer will make a price adjustment equivalent to any penalties levied against the

Department by the EPA or any other state and/or federal agencies for violations of the Clean Water

Act and the

NPDES

General Permit if the Department is issued a notice of violation by these agencies.

This price adjustment shall be the actual cost of any fines levied against the Department. An amount

equal to the maximum fine for the violation will be withheld temporarily until the Engineer knows the

actual cost of the fine. The Engineer will release the difference, excluding any price adjustments upo

n

satisfactory completion of the requirements of the

NPDES

General Permit. Penalties for violations are

as stated in Part VI.A.2 of the Standard Permit Conditions of the

NPDES

General Permit. You shall

also be responsible for the payment of your own fines.

Payment will be made under:

Pay Item No

.

Pay Item

Pay Unit

641(1)

Erosion and Pollution Control Administration

Lump Sum

641(2)

Erosion and Pollution Control

Contingent Sum

641(6)

Erosion and Pollution

Control

Price Adjustment

Contingent Sum

(3/28/00)

R59aM98

Delete Sections 614 and 642 and replace with the following:

SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

Special Provisions

642-1.01 DESCRIPTION. Perform all surveying and staking essential for the completion of the project and perform the necessary calculations required to accomplish the work in conformance with the plans and specifications and standard engineering practice.

Furnish and install survey monuments and monument cases in conformance with the Plans or as

directed.

Adjust existing monuments and monument cases to conform to the new elevations.

642-1.02 DEFINITIONS.

1.	Monument: A fixed physical object marking a point on the surface of the earth; used to commence or control a survey; mark the boundaries of a parcel of land; or the centerline of a right of way corridor. Monuments will be Primary or Secondary, as shown on the plans.

2.	Point: Any identified spot located on the surface of the earth. For purposes of this definition, a point can be a PK nail, wooden hub, rebar, large nail or any other structure capable of being utilized as a marker.

3.	Witness Corner: A material mark or point usually placed on a property or survey line, at a known distance from a property corner or other survey point. A witness corner is employed to witness the location of a corner/point that cannot be monumented at its true location.

4.	Reference Monument: A material mark or point placed at a known distance and direction from a property corner or other survey point, usually not on a property or survey line. A reference monument is employed to perpetuate a corner/point that cannot be monumented at its true location or where the corner monument is subject to destruction.

5.	Surveyor: The Contractors Professional Land Surveyor, currently registered in the State of Alaska.

642-2.01 MATERIALS.

1.	Monument Cases. Castings shall conform to AASHTO M 105, Class 30A. Castings shall becoated with a bituminous damp proof coating. The tops shall bear evenly on the frames.

2.	Primary Monument: A minimum 2 inch diameter nonferrous pipe at least 30 inches long, with a minimum 4 inch flange at the bottom and having magnets attached at the top and bottom. A minimum 2.5 inch diameter nonferrous metal cap must be permanently attached to the top. Mark the cap around the outside edge with the words STATE OF ALASKA DOT&PF".Permanently stamp every monument with the Surveyors registration number, the year set, and the point/corner identification. Orient cap so that the data may be read when the reader is facing north, except for centerline monuments which will be oriented so as to be read facing up station.

3.	Secondary Monument: A minimum 5/8 inch x 30 inch rebar with a 2 inch aluminum cap attached to the top. Permanently stamp every secondary monument with the Surveyors registration number and the year set.

CONSTRUCTION REQUIREMENTS

642-3.01 GENERAL. Use competent, qualified personnel and suitable equipment for the layout work required and furnish all traffic control, stakes, templates, straight edges and other devices necessary for establishing, checking and maintaining the required points, lines and grades.

Furnish such computer services as necessary to accomplish the work. Check all data received from the computer for completeness and accuracy. As soon as practical after completion of the work, and in no case later than acceptance of the project, deliver all field books, computer forms and computer output data to the Engineer. This data shall become the property of the Department.

Supervise construction surveying personnel. Correct any errors resulting from the operations of said

personnel at Contractor expense. The Contractor is responsible for the accuracy of the work.

Work classified as Land Surveying under AS 08.48, and work involving the location, control, and monumentation of construction centerline and right of way, shall be performed by or under the responsible charge of a Professional Land Surveyor.

Follow the Department's Construction Surveying Requirements. A copy of this document is attached to these Special Provisions in Appendix A.

Keep field notes in standard bound notebooks in a clear, orderly, and neat manner consistent with Departmental procedures, including titles, numbering, and indexing. Make field books available for inspection by the Department's project personnel at any time. Store the field books in the Department's Project Office during periods of non-use.

Perform the following:

1.	calculate clearing and/or grubbing limits as shown on the plans and stake as necessary to delineate the same

2.	cross sections necessary for determination of excavation and embankment quantities, including intermediate and/or remeasure cross sections as needed

3.	slope staking

4.	staking of signs, culverts, minor drainage structures and other appurtenances, including the necessary checking to establish the proper location and grade to best fit the conditions on site

5.	bridge staking

6.	the setting of such finishing stakes as may be required

7.	the measurement of pay quantities that require measurement

8.	the staking of right of way and material source limits when it is deemed necessary

9.	the staking, referencing and other actions as may be required to preserve or restore land monuments and property corners

10.	and all other surveying and staking necessary to complete the project

When the right of way centerline points have been established as a part of the Department's Preconstruction surveys, the Department will furnish the Contractor with copies of the reference field books. Recover these control points and verify these references. Reestablish any missing points from the Department's references prior to the initiation of clearing, grubbing, or excavation.

When the right of way centerline points have not been established by the Department but the survey control points were established as a part of the Department's Preconstruction surveys (as detailed on the project Survey Control Sheet) recover these points and use them as the basis for establishing the right of way centerline. Verify the position of these points and establish new points where required to replace missing points, prior to the initiation of clearing, grubbing, or excavation.

Notify the Engineer immediately if a Department established reference point is discovered to be in error or a reset point is not in harmonious relationship to the adjacent centerline points.

Furnish a notekeeper to record all field survey notes, including those which become documentation from which quantities for payment are computed. The notekeeper shall be thoroughly familiar with generally accepted standards of good survey notekeeping practice and the Department's Construction Surveying Requirements.

The Engineer may randomly spot check the Contractor's surveys, staking and computations. Prior to staking for clearing and/or grubbing limits, the Contractor shall furnish the calculated offsets to the Engineer a minimum of 48 hours prior to staking. After the survey or staking has been completed, provide the Engineer with a minimum of 72 hours notice prior to performing any work, and furnish the appropriate data as required, to allow for such random spot checking. The Department assumes no responsibility for the accuracy of the work. This time period  may also be used by the Engineer for any redesign due to field conditions. If restaking is necessary due to these changes, the staking will be paid at the contract unit price for Item 642(3) Three Person Survey Party.

642-3.02 CROSS SECTION SURVEYS. When required, obtain right angle cross sections to the construction centerline at the interval detailed in the Department's Construction Surveying

Requirements.

The following shall be supplied by the Department:

1.	One set of Construction Plans and Specifications.

2.	Field Books (Level, Cross Section, Slope Stake, etc. ). Books will be labeled and the pages numbered by the Department. Field books shall remain the property of the Department upon completion of the work.

3.	Design Cross Sections, if any.

4.	Sufficient centerline or reference thereto, and at least two benchmark per mile to enable the establishment of planned elevations and centerline.

5.	State of Alaska Land Survey Monument Record forms. These forms are to be completed by the Contractor.

6.	One copy of the Department's Construction Surveying Requirement's.

7.	Design centerline grades, except when Item 642(2), Office Engineering is used.

The following shall be required of the Contractor:

1.	A heading in the appropriate book (date, weather, names and duties of crew members) shall be made at the beginning of each day's work.

2.	The note keeper shall update the index of the appropriate book at the end of each day's work.

3.	Level notes shall be reduced, checked and adjusted.

4.	Cross-section level notes and slope stake catches shall be computed by the notekeeper and checked by a different crew member in the field on a continual basis.

5.	The Contractor shall enter the grade data, shoulder width and/or ditch distance, stationing, slope, etc., in the slope stake books.

6.	The position and identifying marks of slope stakes and reference points shall be maintained until used for their intended purpose.

7.	Errors shall have a line drawn through them with the correct entry made directly above. Erasures will not be allowed.

8.	Field books or copies of the field books shall be returned to the Project office at the end of each work day or as directed.

9.	The Contractor shall provide copies of all grade sheets and temporary bench mark elevations to the Engineer 48 hours before commencing work on unclassified excavation or embankment.

10.	The Contractor's survey crews shall comply with all approved traffic control plans. Crews shall coordinate their activities with the Contractor's Worksite Traffic Supervisor.

11.	A survey Party Chief diary shall be kept daily and contain the following information, (a copy shall be given to the Engineer daily):

a.	Date.

B	Weather.

c.	Crew members names and duties.

d. 	Type and location of work performed.

e.	 Hours worked.

f. 	Type of equipment used (brand) and date equipment was double centered or peg test was performed.

g. Signature of person in responsible charge.

12.	The Contractor shall submit the survey field notes, for any specific area, relating to monument referencing prior to any initiation of clearing, grubbing or excavation.

642-3.03 MONUMENTS. Install primary and secondary monuments, as called for in the plans, at the positions established by the Department. Reference all monuments, property markers/corners, or accessories which may be disturbed or buried during construction, and reestablish them in their original position prior to the completion of the project. Keep such records and report to the Engineer evidence that a monument has been disturbed and is no longer reliable or cannot be located and is presumed to be missing. The referencing work shall consist of a minimum of two in line reference points, or three Swing tie reference points in situations where in line referencing is not desirable. Set all reference points outside of the construction limits. Measure distances from the monument to the nearest 0.01 foot. Record all referencing of monuments in a separate field book stamped by the Surveyor.

Replace all existing monuments disturbed by construction with Primary or Secondary Monuments meeting the requirements of Subsection 642-1.02. When it is impractical to establish a monument in its original position, install a witness corner (WC). Place the WC to a property corner on the property line when the other property corner which defines said line is existing or there has been sufficient retracement to define said line. In other cases, place a reference monument (RM) perpendicular to the centerline at the station of the original position and at a distance from the original position measured in whole feet.

Those monuments found that are not shown on the plans will be recognized by the Engineer when the following is provided by the Surveyor: Field notes identifying type and location of the monument, and a description of the point the monument marks, with the reason to preserve its location. Monuments not shown on the plans will be considered additional work and paid by 642(3), Three Person Survey Party.

The Surveyor shall complete a State of Alaska Land Survey Monument Record form for each primary and secondary monument installed, relocated or replaced. In addition to the required survey information, including section, township and range, each record shall meet all requirements for recording at the District Recorder's Office in which the project is located. Deliver these forms to the Engineer prior to project completion. The Department will file all original records as required by current State Statutes using the information provided by the Contractor.

Set each monument and monument case accurately to lines established at the required location and in such a manner as to insure its being held firmly in place. Set existing monuments and monument cases to be adjusted to new elevations in the manner and at the elevations directed.

642-3.04 OFFICE ENGINEERING. Calculate finish grades for the roadway as specified per plans and/or specifications. Use information available in the field, on as-builts, or as provided by the Engineer. This work shall be performed by or under the responsible charge of a Professional Land Surveyor or a Professional Engineer currently Registered in the State of Alaska.

642-3.05 FINAL TRAVERSE. Within 30 days after the Engineer receives from the Contractor a letter which states that all construction activities that may disturb the monuments have ceased, the Surveyor shall run a final traverse to verify the positional accuracy of installed survey monuments. This traverse will begin and end at different Department provided control points. The primary and secondary monuments placed or replaced and any undisturbed Department provided control points shall be tied to the traverse. Under no circumstance shall the final traverse run more than 2.5 miles without a tie to a Department provided monument/control point. All traverse points established during this work shall meet the requirements of a secondary monument. The Surveyor shall sign and stamp a letter which lists each monument and its coordinates. The letter shall certify that the monuments are each located within 0.10 foot of their proposed position based on the project survey control points provided by the Department. Deliver the certification letter and field notes for this work to the Engineer.

642-4.01 METHOD OF MEASUREMENT.

Item 642(1) Construction Surveying. No measurement of quantities will be made.

Item 642(2) Office Engineering. By the mile along centerline for all completed office engineering accepted.

Item 642(3) Three Person Survey Party. By the hour for extra, additional, or unanticipated work made necessary by changes in the project, as directed.

Items 642(4) through 642(8). The actual number of monuments installed as shown on the State of Alaska Land Survey Monument Record forms delivered to and accepted by the Engineer.

Item 642(9) Reference Existing Monument. The actual number of monuments referenced as shown in the Surveyor's field notes delivered to and accepted by the Engineer.

642(10) and 642(11). The actual number of monument cases furnished and installed, or adjusted to new elevation, and accepted.

642(12) Final Traverse. No measurement of quantities will be made.

Survey monuments that are placed on bridges will not be measured for payment but will be considered incidental to other bridge items.

Calculations of all pay quantities will be performed by Department personnel.

642-5.01 BASIS OF PAYMENT. Construction Surveying and Final Traverse shall include all field and office work required to accomplish the work, including furnishing all necessary personnel, equipment, transportation and supplies. Payment for Final Traverse is based on the Engineer's acceptance of the Surveyor's certification letter and field notes.

Office Engineering when required, will be in addition to Construction Surveying. Both items will appear on the bid schedule.

If staking for extra, additional or unanticipated work, as stated above, is performed by a two person

survey party, payment will be made at 75 percent of the unit price under Item 642(3), Three Person

Survey Party. If a single person is required for additional office computations or other work requiring only one person, payment will be made at 32 percent of the unit price of Item 642(3).

Traffic control devices necessary for the survey parties will be considered subsidiary. Payment for Traffic Control Plans as approved will be paid under Section 643, Traffic Maintenance.

The accepted quantities will be paid for at the contract price, per unit of measurement for each of the particular pay items shown in the bid schedule.

Pay Item No.	Pay Item	Unit

642(1)	Construction Surveying	Lump Sum

642(2)	Office Engineering	Mile

642(3)	Three Person Survey Party	Hour

642(4)	Set Primary Monument	Each

642(5)	Set Secondary Monument	Each

642(6)	Replace Existing with Primary Monument	Each

642(7)	Replace Existing with Secondary Monument	Each

642(8)	Adjust Existing Monument	Each

642(9)	Reference Existing Monument	Each

642(10)	Monument Case	Each

642(11)	Adjust Existing Monument Case	Each

642(12)	Final Traverse	Lump Sum

(7/15/98)R214

Delete Section 643 in its entirety and substitute the following

:

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643

1.01 DESCRIPTION.

This work consists of the necessary measures to protect and control traffic

during the life of the contract including, but not limited to, furnishing, erecting, maintaining, repl

acing,

cleaning, moving and removing the traffic control devices required to insure the safety of the traveli

ng public

and all administrative responsibilities necessary to implement this work.

The Contractor shall maintain all roadways and pedestrian and bicycle facilities affected by the work

and

shall construct and maintain approaches, crossings, intersections and other features as may be necessa

ry

throughout the life of the contract.

643

1.02 DEFINITIONS.

Construction Phasing Plan

A plan for each phase of the project showing how traffic will be

accommodated. It should show the sequence of work by segment or phase if required.

Traffic

The movement of vehicles, pedestrians, and bicyclists through road construction, maintenance

operations, utility work, incident zones or similar operations.

Traffic Control Plan

A Traffic Control Plan (TCP) is a drawing or drawings indicating the method or

scheme for safely guiding and protecting motorists, pedestrians, bicyclists, and workers in a traffic

control

zone. It depicts the traffic control devices to be used, their placement and times of use.

Traffic Control Zone

A portion of a road construction project, maintenance operation, utility work,

incident zone or similar operation where traffic is affected by the operation and traffic control is n

eeded to

safely guide and protect motorists, pedestrians, bicyclists, or workers.

643

1.03 TRAFFIC CONTROL PLAN.

The TCP may include, but not be limited to, such items as

signs, barricades, traffic cones, plastic safety fence, sequential arrow panels, portable changeable m

essage

board signs, special signs, warning lights, portable concrete barriers, crash cushions,

flaggers

, pilot cars,

interim pavement markings, temporary roadways and all other items required to direct traffic through o

r

around the construction zone in accordance with these specifications and the Alaska Traffic Manual

(ATM). The

TCPs

shall also address placement of traffic control devices including location, size, mounting

height and type. The details shown for signs shall include the code designation, size, and legend per

the

ATM and the Alaska Sign Design Specifications (

ASDS

). Plan sheets developed on Auto Cad can be

made available, upon request, for use in preparing

TCPs

.

When a TCP is included in the plans the Contractor may use it, modify it or design an alternative TCP.

Any

modifications to the TCP or any new TCP shall be submitted for approval of the Engineer. The Contracto

r

shall allow 1 week for review of any TCP or each subsequent correction. Changes in the TCP may be

allowed during construction provided 48 hours are allowed for review and the changes are approved by

the Engineer.

When a TCP is not included in the plans the Contractor shall provide one in accordance with this Secti

on

and the ATM. The Contractor's superintendent shall review and sign all

TCPs

prior to

submittal

.

Acceptance of a TCP is based on the Contractor's certification that the plan is in conformance with th

e

ATM and the specifications.

All

TCPs

submitted shall indicate the periods for which the TCP will be in effect. Each TCP shall provide

the name and 24

hour telephone number of the Traffic Control Supervisor.

The Contractor may request, in writing, a waiver of regulation 17

AAC

25 regarding oversize and

overweight vehicle movements within this project.  All movements of oversize and overweight vehicles i

n

or near traffic within the project limits will be done in accordance with the provisions of an approve

d Traffic

Control Plan. A minimum 12

foot lateral separation shall be maintained between the non-street legal

vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices

that will

be required for these operation.

There shall be no work within the project limits until the Contractor has implemented an approved TCP

for the work proposed. The number of traffic control devices indicated on the

TCPs

, plans, and Standard

Drawings are a minimum. If unsafe conditions occur, the Engineer may require additional traffic contro

l

devices.

643

1.04

WORKSITE

TRAFFIC SUPERVISOR.

The Contractor shall provide a Traffic Control

Supervisor who shall be responsible for the Contractor's maintenance of traffic operations on a 24

hour

basis.

1.

Qualifications

. The Traffic Control Supervisor shall understand the requirements of the ATM, the

plans and the specifications and meet at least one of the following:

a.

Be currently certified as a Traffic Control Supervisor by the American Traffic Safety

Services Association (

ATSSA

).

b.

Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Markings

Specialist by the International Municipal Signal Association (

IMSA

).

c.

Be currently certified as a

Worksite

Traffic Technician by (

ATSSA

).

Items b and c require documentation of a minimum of twelve months of supervisory level worksite

traffic control or twelve months of responsible charge of such work. "Responsible charge" shall be

construed to mean having been in a position of accountability for

the selection of devices and for

their placement in the traffic control system, or for the continued operation of the system. Having

persons that actually perform labor under one's control would satisfy this requirement.

2.

Duties

. The Traffic Control Supervisor's duties shall include the following:

a.

Prepare the

TCPs

and public notices and coordinate traffic control operations with the

Engineer.

b.

Inspect the condition and position of all traffic control devices in use on the project at least

once each day and once each night, to ensure that devices are in proper working order,

clean, visible and conform to the approved

TCPs

in use. Furnish a detailed written report

of each inspection to the Engineer within 24 hours.

c.

Supervise the repair or replacement of damaged or missing traffic control devices.

d.

Review and anticipate appropriate traffic control needs and ensure that the proper traffic

control devices necessary for safe and efficient traffic movement are available.

e.

Review work areas, storage of equipment, and handling and storage of materials relative

to traffic safety.

f.

Hold traffic safety meetings with the superintendents and foremen of the Contractor and

subcontractors prior to beginning construction, and periodically thereafter as necessary or

as directed by the Engineer. The Engineer shall be provided the opportunity to attend these

meetings.

g.

Supervise all traffic control workers,

flaggers

, and pilot car drivers.

h.

Certify that all of the

flaggers

meet the requirements of Subsection 643

3.04.

643

1.05 CONSTRUCTION PHASING PLAN.

A Construction Phasing Plan shall be submitted at

least 5 working days prior to the Preconstruction Conference for approval by the Engineer and consist

of

the following:

1.

Designation of a Traffic Control Supervisor including his resume, written verification of his

credentials and the telephone numbers where he can be reached 24

hours a day.

2.

A plan for each phase or segment of the project. Changes shall be submitted to the Engineer for

approval 15 days in advance of their proposed implementation.

3.

TCPs

for the first phase of the project with both the permanent and temporary traffic control

measures shown including the times of use of each TCP.

643

2.01 MATERIALS.

Materials for traffic control devices shall conform to the requirements set forth

below:

1.

Signs

. Permanent Construction Signs, Construction Signs and Special Construction Signs including

sign supports shall conform to the requirement of Section 615, Standard Signs, the ATM and

ASDS

. The size of each Special Construction Sign shall be clearly and neatly marked in 3 inch high

black numerals on its back.

2.

Portable Sign Supports

. Portable sign supports shall be wind resistant with no external ballasting

and capable of supporting a 4 foot X 4 foot traffic control sign such that the height of the sign

above the adjacent roadway surface is that required by the ATM. The sign support shall support

the traffic control sign vertically.

3.

Barricades and Vertical Panels

. Barricades and vertical panels shall be constructed of wood, metal

or plastic and conform to the requirements of the ATM and the Standard Drawings. Type III

Barricades shall have a minimum length of 8 feet.

4.

Portable Concrete Barriers

. Portable concrete barriers shall conform to the requirements of

Standard Drawing G

45. Each barrier shall be equipped with at least two side

mounted

retroreflective

reflectors (or a continuous longitudinal stripe of preformed

retroreflective

pavement

marking tape mounted 6 inches from the top of the barrier), for each direction of traffic. The

reflectors (or tape) shall be yellow if the barriers are used at centerline and white if used on the

roadway shoulder.

5.

Warning Lights

. Warning lights shall be Type A (low intensity flashing), Type B (high intensity

flashing) or Type C (steady burn) conforming to the requirements of the ATM.

6.

Drums

. Drums shall be plastic and conform to the requirements of the ATM and the Standard

Drawings.

7.

Traffic Cones

. Traffic cones and/or tubular markers shall conform to the requirements of the ATM

and the Standard Drawings. The minimum height shall be 28 inches. All cones and tubular markers

shall be

reflectorized

.

8.

Interim Pavement Markings

. Interim pavement markings shall be either paint conforming to

Subsection 708

2.03 with glass beads conforming to Subsection 712

2.08, preformed marking

tape (removable or non

removable) conforming to Subsection 712

2.14, or temporary raised

pavement markers conforming to Subsection 712

2.15 or 712

2.16, as appropriate. The markings

shall be applied in accordance with Section 670 and the manufacturer's recommendations.

9.

High Level Warning Devices

. High level warning devices shall conform to the ATM and the

Standard Drawings.

10.

Temporary Crash Cushions

. Temporary crash cushions shall have been tested as per the

procedures set forth in National Cooperative Highway Research Program (NCHRP) Report 350,

Test Level 3. Certification shall be provided by the manufacturer directly to the Engineer.

Permanent crash cushions shall not be used as temporary crash cushions.

11.

Sequential Arrow Panels

. Sequential arrow panels shall be Type A (24" X 48"), Type B (30" X

60") or Type C (48" X 96") conforming to the requirement of the ATM and the Standard

Drawings.

12.

Portable Changeable Message Board Signs

. Portable changeable message board signs shall

conform to the requirements of the ATM.

13.

Plastic safety fence

shall be construction orange, 4 feet high and shall be as manufactured by one

of the following companies, or approved equal:

a.

Safety Fence

as manufactured by Services and Materials Company, Inc., 2200 South

J

Street, Elwood, Indiana, 46036. Phone (800) 428

8185.

b.

Flexible Safety Fencing

as manufactured by Carsonite, 1301 Hot Springs Road, Carson

City, Nevada, 89706. Phone (800) 648

7974.

c.

Warning Barrier Fence

as manufactured by Plastic Safety Systems, Inc. P.O. Box

20140, Cleveland, Ohio, 44120. Phone (800) 662

6338.

14.

Temporary Sidewalk Surfacing

. This item shall consist of providing all labor, equipment and

materials to provide a temporary sidewalk surfacing as required by an approved Traffic Control

Plan.

a.

The materials shall be a minimum of

inch plywood for areas that are continuously

supported by subgrade and 1 inch plywood for areas that are not continuously supported.

b.

The maximum unsupported length of 1 inch plywood shall be 30 inches.

c.

The surface of the plywood shall be free of irregularities. The height of plywood overlap

joints shall not exceed 1 inch.

d.

The temporary surfacing shall be held in place by a method that will withstand 25 mph

wind velocities.

15.

Temporary Guardrail

. Temporary Guardrail shall conform to the standard drawings and section

606 of the standard specifications.

Traffic cones, candles, drums, and delineators that exceed the following weights and heights require

certification that they meet the evaluation criteria of NCHRP Report 350, test level 3. This certifica

tion may

be a one page affidavit signed by the vendor. It shall be given to the Engineer before the devices are

used

on the project. Documentation supporting the certification (crash tests and/or engineering analysis) m

ust

be kept on file by the certifying organization.

Composition

Weight

Height

Cones

Rubber

20 lb.

36 in.

Plastic

20 lb.

48 in.

Candles Rubber

13 lb.

36 in.

Plastic

13 lb.

36 in.

Drums

Hi Density Plastic

77 lb.

36 in.

Lo Density Plastic

77 lb.

36 in.

Delineators Plastic or Fiberglass

N/A

48 in.

Truck

mounted attenuators and portable crash cushions purchased after October 1, 1998 must be certified

as compliant with National Cooperative Research Program 350, test level 3, crashworthiness requirement

s.

Certification, consisting of a letter of NCHRP

350 compliance from the Federal Highway Administration,

shall be provided to the Engineer for each of these devices before they are used on the project.

For flexible markers, use one of the following:

1.

Guardrail Delineator

post manufactured by Cansonite International, 2980 Lockheed Way, Carson City,

Nevada 89701

2.

Guardrail Delineator

manufactured by Safe Hit Corporation, 1930 West Winton Ave., Building 11,

Hayward, California 94545

3.

Flex-O-Guide

manufactured by Flexible Safety Zone Company, 4152 Warren Ave., Hillside, Illinois

60162

Use retroreflective sheeting that meets AASHTO M268 Type III, IV or V.

643

3.01 GENERAL CONSTRUCTION REQUIREMENTS.

The Contractor shall keep the work,

and portions of the project affected by the work, in such condition that traffic will be accommodated

safely.

Traffic control devices and services shall be provided and maintained both inside and outside the proj

ect

limits both day and night as needed to facilitate traffic guidance.

Unless otherwise provided herein, the Contractor shall keep all roadways undergoing improvement open

to traffic. Temporary closure of residential, commercial or street approaches requires prior approval

of the

Engineer. The Contractor shall provide access through the project for emergency vehicles and school an

d

transit busses. All locations requiring redirection or stopping of the traveling public shall be prope

rly signed

and/or flagged by the Contractor.

The Contractor's equipment shall stop at all points of intersection with the traveling public unless s

atisfactory

traffic control measures, are shown on the approved TCP.

All illumination and signalization shall remain operational as per the requirements of Subsection 660

1.05,

Maintaining Existing and Temporary Electrical Systems. Signal heads shall be re

aligned as necessary in

accordance with the ATM when approach lanes are moved. Any modifications to existing traffic signals

shall be coordinated with the agency responsible for their maintenance and

operation. Flood lighting at night shall be in accordance with the ATM and be adjusted such that it do

es

not shine into oncoming traffic.

The Contractor shall provide and maintain safe routes for pedestrians and bicyclists through or around

traffic control zones at all times except when pedestrians or bicyclists are prohibited by regulation.

Whenever construction activity encroaches onto the safe route in a traffic control zone the Contractor

shall

station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activ

ity.

643

3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.

Roadway lane and

shoulder widths in existence prior to the start of construction shall not be reduced without an approv

ed

TCP. The Contractor shall maintain a 2 foot minimum clear area between the edge of traveled way and th

e

work area. Use either barricades, traffic cones, or drums for delineation of this area. These traffic

control

devices shall be placed on the work side of the clear area and be spaced in accordance with the ATM.

If the Contractor is allowed to maintain traffic on an unpaved surface, the construction shall be cond

ucted

in such a manner as to provide a reasonably smooth and even surface satisfactory for use by public tra

ffic

at all times. The surface of the roadbed shall be properly crowned for drainage. In advance of other g

rading

operations, sufficient fill shall be placed at culverts and bridges to permit traffic to cross smoothl

y and

unimpeded. Part width construction techniques shall be employed when the traffic is routed through

roadway cuts or over embankments under construction. The material shall be excavated or placed in laye

rs

and the construction activities shall be alternated from one side to the other, with traffic routed ov

er the side

opposite the one under construction.

Where so provided on the plans or an approved TCP, the Contractor may detour traffic. The detour route

s

shall be maintained by the Contractor during times of use in such condition that traffic will be

accommodated safely. When no longer required, the detour shall be obliterated and appropriate areas

topsoiled and seeded.

In general, all roadway crossings should be made while maintaining traffic as described above. If two-

way

traffic cannot be maintained, whether on the existing roadway or a detour, half-width construction or

a road

closure may be allowed and must be shown on an approved TCP. The TCP shall indicate the duration and

conditions of closure. Roadway closures shall be scheduled so as not to delay school busses and peak h

our

traffic. For road closures the Contractor shall post at the site of the closure, within view of waitin

g traffic,

the time the closure started and the time the road will again be open to traffic.

643

3.03 PUBLIC NOTICE.

The Traffic Control Supervisor shall give notices of changes, delays or road

closures to the following local officials and transportation organizations, including but not necessar

ily limited

to:

Alaska Carriers Association

Alaska State Troopers

Local Police Department

Local Fire Department

Local School & Transit Authorities

Local Emergency Medical Services

Local Media (Newspapers, Radio, Television)

Railroads (Where applicable)

U.S. Postal Service

The Contractor shall also provide the Alaska State Troopers, local police and fire department with the

radio frequencies used on the project, and the 24-hour telephone numbers of the Traffic Control Superv

isor

and the Project Superintendent. These shall be for alerting the Contractor of emergencies which will r

equire

passage of emergency vehicles through the project. When so notified the Contractor shall use all equip

ment

and effort necessary to expedite rapid passage.

643

3.04 TRAFFIC CONTROL DEVICES.

Prior to the start of construction operations, the

Contractor shall erect such permanent and temporary traffic control devices as may be required by the

approved TCPs. Traffic control devices shall be used only when they are needed. Advisory speeds, when

necessary, shall be determined by the Engineer.

For lane closures on multilane roadways, sequential arrow panels shall be used. When required for nigh

t

time operations, flashing warning lights shall be used to mark obstructions or hazards and steady-burn

lights

shall be used for channelization.

During non-working hours and following the completion of a particular construction operation, all

unnecessary traffic control devices shall be removed. Sign panels that are post mounted and cannot be

readily removed shall be entirely covered with either metal or plywood sheeting.

Reflective sheeting on signs, drums, barricades and other devices shall be kept clean.

All traffic control devices shall meet the requirements of American Traffic Safety Services Associatio

n

(ATSSA), "Quality Standard for Work Zone Traffic Control Devices".

Any devices provided under this Section that are lost, stolen, destroyed, inoperable or deemed

unacceptable while their use is required on the project shall be immediately replaced by the Contracto

r.

The Contractor shall stock repair parts for each Temporary Crash Cushion used on the project. If a cra

sh

cushion is damaged it shall be repaired within 24 hours.

All items paid for under this section shall remain the property of the Contractor and shall be removed

upon

completion of the project.

1

.

Embankments

. Install portable concrete barrier, plastic drums, barricades, tubular markers, plastic

safety fence, and cones as called for on the plans or TCPs to delineate open trenches, ditches,

other excavations and hazardous areas when they exist along the roadway for more than one

continuous work shift.

2

.

Adjacent Travel Lane Paving

. The Contractor shall limit pavement edge and lane edge drop-offs

as specified under Subsection 401-3.11. When the depth of paving is greater than 2 inches and the

paving of adjacent travel lanes or paved shoulders cannot for some unforeseen circumstance be

completed to the same elevation before the end of the paving shift, the appropriate signing shall be

installed: CW24-1, (Uneven Lanes), CW8-9A, (Low Shoulder), CW14-3, (No Passing Zone),

R4-1, (Do Not Pass), and R4-2, (Pass with Care). If the section in question is longer than

mile

in length additional signs shall be placed at 1500 foot intervals.

3

.

Fixed Objects

. Vehicles working within 15 feet of the edge of traveled way shall be equipped with

flashing warning lights. The vehicle's flashing warning lights may be emergency flashers, flashing

strobes or rotating beacons.

Private vehicles, idle construction equipment, construction material stockpiles and other items

deemed by the Engineer to be fixed objects shall be located outside the clear zone at all times.

Parking of equipment in medians will not be allowed.  Where, due to land features or lack of

right-of-way, it is not feasible to meet the above restrictions, equipment shall be parked as far away

as practical but a minimum of 15 feet from the edge of traveled way as approved by the Engineer.

Traffic control devices for identifying hazards including flashing warning lights shall be used to

delineate the equipment when parked in this manner. These traffic control devices will not be paid

for but will be considered the Contractor's responsibility.

4

.

Flagging

. Flagging shall include the furnishing of trained and competent flaggers and all necessary

equipment, including lighting of the flagging position during nighttime operations, for the control of

traffic through the work zone. Each flagging operation shall be approved by the Engineer prior to

its implementation and shall be adjusted as conditions change or as directed by the Engineer

Before beginning work, and at the start of each construction season thereafter, the Contractor shall

ensure flaggers attend a attend a special videotape training session provided by the Engineer.  The

Contractor will ensure the Worksite Traffic Supervisor certifies in writing that all flaggers are

personally familiar with and meet the requirements of the ATM and have attended the annual

training.  The Contractor shall not allow flaggers to direct traffic before they completed the trainin

g.

This training session is not required after December 31, 1999.

Starting January 1, 2000, all flaggers must be certified by one of the following:

a.

Flagging Level I certification by IMSA

b.

Flagger Certification by ATTSA

Acceptable substitution for items a and b are certified ATSSA Worksite Traffic Supervisors,

IMSA Work Zone Traffic Safety Specialists, IMSA Signs and Markings specialists and ATSSA

Flagging Instructors.

Certification must be renewed a minimum of every four years, or as required by the certifying

agency.

Flaggers shall maintain their assigned posts at all times, unless relieved by another qualified flagge

r

or the need for flagging traffic no longer exists. Flagger signs are to be removed when a flagger is

not present. The flaggers area should be free of encumbrances, such as parked vehicles, so the

flaggers are readily visible.

The Contractor shall provide approved equipment for two-way radio communications between

flaggers when flaggers are not in plain, unobstructed view of each other.

No signalized intersection shall be flagged without prior written approval of the Engineer. When

a signalized intersection is flagged the traffic signal shall either be turned off and covered or be

placed in the All-Red Flash mode. Changing traffic signal modes, turning off or turning on traffic

signals, shall be coordinated with and approved in writing by the agency responsible for signal

maintenance and operation, and by the Engineer.

5

.

Pilot Cars

. Pilot car operations may be approved where the route through a construction work

zone is particularly hazardous, so involved or frequently altered as to preclude adequate signing,

or where one-way traffic is deemed by the Engineer to be necessary. Pilot cars shall not be used

to avoid localized traffic control at several locations. The operation shall be organized so that no

individual vehicle has a waiting period of more than 20 minutes, but this does not imply that twenty

minutes will be allowed in all cases. Multiple pilot car operations within a project or adjoining

projects shall be coordinated to minimize the inconvenience of the traveling public. Two or more

pilot cars may be specified to provide two-way traffic through the work zone to reduce the waiting

period. The flagger or pilot car operator shall record each departure time of the pilot car in a bound

field book furnished by the Engineer. Whenever practicable, the flagger shall advise the motorist

of the reason for the delay and the approximate length of time that the traffic will be delayed. The

Contractor must make every reasonable effort to yield right-of-way to the driving public and

prevent excessive delay. The vehicle selected for a pilot car shall be an automobile or pickup with

the name of the Contractor prominently displayed and shall be equipped with a two-way radio for

contact between flaggers and other pilot cars. A G20-4 sign, (Pilot Car Follow Me), shall be

mounted on the rear a minimum height of 5 feet above the driving surface. Provisions shall be made

for identification of the last vehicle in the column.

When pilot cars are authorized, they shall be in force prior to beginning work and continue until no

longer required or all traffic control devices required for non-working hours are properly in place

and functioning.

6

.

Street Sweeping

. All paved portions of the roadway and haul routes open to the public shall be

kept free of loose material, including sections of roadway off of the project where loose material

is deposited as a result of the contractors operations. The street sweeper shall be capable of

collecting materials rather than ejecting them to the shoulder of the road.

7

.

Watering

. The Contractor shall furnish, haul and place water for dust control and pavement

flushing, as directed. Water trucks shall be capable of providing a high pressure water stream to

flush the pavement and a light water spray for dust control. If the flushing operations contaminate

or fill adjacent catch basins the contractor shall clean and restore them to the same condition they

were in prior to his operations, including sections of roadway off of the project where flushing is

required. The application of water shall be under control of the Engineer.

If water is to be taken from a lake, stream, or other natural water body, the Contractor shall obtain

a water removal permit from Alaska Department of Natural Resources. The Contractor shall also

comply with the Alaska Department of Fish and Game screening requirements for all water removal

operations.

643

3.05 AUTHORITY OF THE ENGINEER.

When, in the opinion of the Engineer, conditions are

such that the safety and/or convenience of the traveling public are adversely affected, the Contractor

will

be immediately notified in writing. The notice will state the defect(s), the corrective action(s) requ

ired, and

the time required to complete such action(s). In no case shall this time exceed 24 hours. In the event

that

the Contractor fails to take the corrective action(s) within the specified time, (a) The Engineer will

immediately direct that the offending operations cease until the defect(s) is (are) corrected and (b)

the

Engineer reserves the right to order the corrective action(s) be accomplished by outside forces. The c

ost

of work by outside forces shall be deducted from any moneys due or that may become due under the terms

of this contract.

643

3.06 TRAFFIC PRICE ADJUSTMENT.

When Item 643(23) Traffic Price Adjustment, is shown

on the bid schedule, the contract amount will be adjusted for each minute that the traffic is delayed

if

corrective measures directed by the Engineer are not promptly acted upon. The contract will be reduced

at the rate listed in Table 643-1 (based on highway user costs), for each minute that any lane of traf

fic is

not open to full use by the traveling public. Time will be measured to the nearest minute for the ADT

published by the Department's Planning section. The Engineer shall determine whether the roadway is

opened to full use by the traveling public.

The Traffic Price Adjustment shall be assessed for lane closures or reductions that are unauthorized.

Lane

closures and/or lane reductions that have been shown in the contract or authorized in writing by the

Engineer are not subject to the Traffic Price Adjustment.

Traffic Price Adjustment will also be applied to unacceptable driving conditions, such as severe bumps

,

washboarding, potholes, excessive dust or mud, or dirty or out of place traffic control devices. The

Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptab

le

for full unimpeded use by the public. Failure to comply will result in a price adjustment equal to 100

percent

of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is i

n an

unacceptable condition.

TABLE 643

1

Published ADT

Dollars/Minute

of Delay/Lane

0

4,999

$10

5,000

9,999

$30

10,000+

$40

643

3.07 MAINTENANCE OF TRAFFIC DURING SUSPENSION OF WORK.

Approximately

one month prior to seasonal suspension of work, the Contractor shall schedule a preliminary meeting wi

th

the Engineer and the Municipality of Anchorage Street Maintenance to outline the work he expects to

complete before shutdown and the condition the roadway is to be in. The Contractor shall then schedule

a field review for acceptance by the Municipality of Anchorage Street Maintenance for winter maintenan

ce.

At the field review a punch list will be prepared for implementation prior to acceptance. In order for

the

Contractor to be relieved of winter maintenance responsibility, all roads shall be left with a reasona

bly

smooth and even surface satisfactory for use by public traffic at all times. The surface of the roadbe

d shall

be properly crowned for drainage and adequate safety facilities shall be in place. All illumination an

d signals,

including vehicle detectors, shall be in good working order. After acceptance for winter maintenance a

nd

until issuance of an order for the resumption of construction operations, maintenance of the facility

agreed

upon will be the responsibility of the Municipality of Anchorage Street Maintenance. The Municipality

of

Anchorage Street Maintenance will only accept maintenance responsibility for those portions of the wor

k

that are open to the public for use, as determined by the Engineer. The Municipality of Anchorage Stre

et

Maintenance will not accept maintenance responsibility for incomplete work adjacent to accepted roads.

Maintenance for all other portions of the work, shall remain the responsibility of the Contractor. The

Engineer will list all portions of the work for which the Municipality of Anchorage Street Maintenance

will

accept maintenance responsibility during a seasonal suspension of work in a letter of "Acceptance for

Winter Maintenance." The Contractor shall retain all contractually required maintenance responsibiliti

es until

receipt of this letter.

If work is suspended due to unfavorable weather, other than seasonal, failure of the Contractor to cor

rect

conditions unsafe for the workmen or the general public, failure to carry out provisions of the contra

ct, or

for failure to carry out orders of the Engineer, all costs for maintenance of traffic during the suspe

nded

period shall be borne by the Contractor.

When work is resumed, the Contractor shall replace or renew any work or materials lost or damaged

because of temporary use of the project. Remove to the extent directed by the Engineer, any work or

materials used in the temporary maintenance and shall complete the project as though its prosecution h

ad

been continuous and without interference.

643

3.08 CONSTRUCTION SEQUENCING.

Construction sequencing detailed in these Special

Provisions, and the plans is a suggestion only and is not intended to prevent the Contractor from prop

osing

alternative construction sequencing.

Throughout the duration of the project, the existing roadway configuration shall be maintained (i.e.,

the

number of lanes and their respective widths) except for restrictions to traffic allowed in the special

provisions and addressed through approved TCPs. A restriction to traffic shall be considered any condi

tion

of the roadway surface or any work operation or traffic control setup that reduces the number of lanes

or

stops traffic. An approved TCP is required before any restriction to traffic is implemented.

No restriction to traffic will be allowed during the times listed below:

1

.

Monday through Friday from 6:00 A.M. to 8:00 A.M.

2

.

Monday through Friday from 4:00 P.M. to 6:00 P.M..

3

.

Around any holiday:

a

.

If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 3:00

P.M. on the Friday before the holiday to 3:00 A.M. on the day after the holiday.

b

.

If a holiday falls on Wednesday, the above stipulations apply from 3:00 P.M. on the

Tuesday before the holiday to 3:00 A.M. on the Thursday after the holiday.

c

.

If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 3:00

P.M. on the day before the holiday to 3:00 A.M. on the Monday after the holiday.

5

.

Around any special activity.

Planned special activities scheduled for downtown Eagle River during the 2001 season will include:

a.

Bear Paw Festival

July 11

15.

The Contractor shall make every effort not to delay school buses through the construction work zone.

Lane restrictions, if allowed, shall be conducted so that no more than a 10 minute accumulated delay i

s

encountered by a waiting motorist through the entire length of the project, except during paving opera

tions

when 20 minutes delay will be allowed for all motorists except school buses. If a queue of traffic dev

elops

at a stop, the entire queue must be emptied to include the last car that entered the queue at the time

the

queue was released.

Allowable restrictions to traffic as follows:

1.

At the Business Boulevard and Old Glenn Highway Intersections

: One lane on Old Glenn Highway

may be closed three times at each intersection from 7:00 P.M. Friday to 5:00 A.M. the following

Monday and following the approval of a lane closure plan to perform the following work tasks:

a.

One lane closure shall be for signal pole relocations.

b.

Two lane closures shall be for paving and hot applied striping only.

2.

Side Street Closures

:  The following side streets may be closed under the conditions specified for

each street and following the approval of a street closure plan.  The planned closures shall be

presented to the public at the monthly open house meeting preceding the proposed closure.

a.

Centerfield Drive may be closed for a maximum of 24 hours with traffic diverted to the Old

Glenn Highway.

b.

South Regency Drive may be closed for a maximum of 24 hours with traffic diverted to

North Regency Drive.

c.

North Regency Drive may be closed for a maximum of 24 hours with traffic diverted to

South Regency Drive.

d.

Heritage Place and Walters Place may have one lane closed for a maximum of 24 hours

each with the other lane open to traffic.

Traffic on the Business Boulevard between B.O.P. and the E.O.P. shall be maintained on a paved

surface at all times.  Access to side streets and driveways through the work zone may be

maintained on a graded and graveled surface.

Bus access to the Park

N

Ride bus stop at Station 33+60 shall be maintained at all times.

Pedestrian and vehicle access to all businesses shall be maintained at all times.  When possible,

driveway demolition and construction shall occur outside normal business hours.  The Contractor

shall contact the affected business owner prior to work in front of their business.

643

3.09 INTERIM PAVEMENT MARKINGS.

. Permanent or Interim Pavement Markings in

accordance with this subsection, details shown on the plans, approved traffic control plans, and Parts

III

and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved

roadways, detours, interim paving lifts, and roadways with seal coats and surface treatments are opene

d

to traffic for longer than one continuous work shift. This work may include

restriping

of the existing roadway

prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with subsection 670-3.04, Paint Removal.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the s

ame

location as the existing lines and markings.

The Contractor shall maintain all Interim Pavement Markings for their intended life without additional

compensation for any

reapplication

that may be required. There will be no compensation to upgrade Interim

Pavement Markings required for work operations lasting up to 3 days to those required for work

operations lasting up to 2 weeks.

Only temporary raised pavement markers or removable preformed

retroreflective

marking tape shall be

used as Interim Pavement Markings on final pavement surfaces. When used they shall be completely

removed and disposed of in conjunction with the placement of the final markings. The complete removal

shall include any residual adhesive that might misguide motorists. Final pavement markings on finished

pavement surfaces and interim pavement surfaces shall be in place before work is suspended for the win

ter.

Construction should be staged so that no traffic is routed over conflicting markings for more than

one continuous

workshift

. If traffic is routed over conflicting markings during a

workshift

the roadway shall

be delineated with a complement of warning signs, channelizing devices, and

flaggers

as required by the

Alaska Traffic Manual.

Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for interim

pavement markings on seal coat and surface treatment pavements. The markers shall be installed in

accordance with the manufacturers instructions prior to the application of the asphalt surface materia

l and

cover coat. The vinyl protective covers shall be removed after application of the asphalt pavement.

On multi

course surface treatments the temporary raised pavement markers shall be installed following the

full width application of the first layer of cover coat. The markers shall be installed on each day's

completed

surface before the pilot car operations are removed and unescorted traffic is allowed on the surface

treatment.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened t

o

traffic for at least 14 days and no more than 21 days, as directed by the Engineer. Final pavement mar

kings

shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline se

al coat

or surface treatment. Seal coat and surface treatment pavements are exempt from the two week

requirement stated in short-term operations.

Add the following subsection

:

643

3.10 PUBLIC INFORMATIONAL PROGRAM

. The Contractor shall install a special

construction sign displaying contact names and phone numbers for the following people:

DOT&PF Project Engineer, (name) @ (phone number)

MOA Project Manager, (name) @ (phone number)

Public Relations Professional, (name) @ (phone number)

Contractor Superintendent, (name) @ (phone number)

Contractor Project Engineer, (name) @ (phone number)

The special construction sign shall meet the requirements of Section 615, the ATM and

ASDS

and shall

be installed at a location directed by the Engineer.  The Contractor shall submit details on the propo

sed sign

to the Engineer for approval prior to fabrication.

The Contractor shall provide a Public Information (PI) professional to accomplish the work outlined in

this

subsection. The PI professional shall have a minimum of five (5) years demonstrated professional

experience in performing similar informational campaigns involving multiple media,

ie

: television, radio,

newspaper and public presentations. The PI professional shall be responsible for all aspects of this s

ervice

including coordination; public interaction; preparing graphics; developing mailing lists; supplying up

dated

information; and all labor, equipment, postage, and materials to provide this service. Logos, reports,

software, visual aids, graphics and work products developed for this Project shall become the property

of

the Department, and be delivered to the Engineer at the end of the work. The PI professional

s office shall

be equipped with a facsimile machine.

This professional shall be responsible for the following tasks for the PI Program:

1.

Mailouts

. Design and distribute three informational

mailouts

/flyers each construction season which

shall be approved by the Engineer. The

mailouts

shall contain:

a.

a detailed description and map of the Project (north to the top of page),

b.

the Contractor

s anticipated construction schedule,

c.

an outline of the possible closures or delays to the traveling public through the Project,

d.

a description of impacts to abutting property accessing the Project,

e.

a listing of locations where current Project information may be obtained,

f.

the Contractor

s 24

hour message number and office telephone number,

g.

the Engineer

s Project office telephone number,

h.

detailed traffic information, such as lane or intersection closures, corresponding detours,

and locations of temporary bus stops,

i.

effective dates of closures and detours, and

j.

date and times of open house meetings as required by the Engineer.

The mailouts shall be sent to all addresses which are within one city block on either side of the

Project corridor, and shall be addressed to both the owner of record and the current tenant. It shall

be distributed at the following times.

a.

two weeks before construction begins,

b.

at the approximate one

third point of construction season, and

c.

at the approximate two

thirds point of construction season.

2.

Weekly Notices. Write and submit weekly Public Information Notices that identify road closures,

restrictions to traffic, and detours. Areas of potential traffic delay shall be emphasized and

alternative routes noted. Telephone numbers for further information, and the date and time for the

next scheduled public open house meeting shall be provided. The Notices shall be approved by

the Engineer. They shall then be hand

carried or faxed to the distribution list in Item 1 above, and

the local news broadcasting media, emergency services, public service organizations and the major

retailers near the Project corridor. The Notices shall be distributed to the following local officials

and transportation organizations, including but not necessarily limited to:

Alaska Carriers Association

Alaska Trucking Association

Alaska State Troopers

Anchorage Police Department

Anchorage Fire Department

Anchorage School District

People Mover Transit Authorities

Local Emergency Medical Services

US Postal Service

The Notices shall be submitted at the following times:

a.

one week prior to the beginning of construction,

b.

on Wednesday of each week during construction, and

c.

prior to any major change or disruption to traffic or local access.

The Contractor shall notify businesses and residents that access Business Boulevard, of scheduled

road or lane closures, and driveway reconstructions affecting them.

The property owners within the work segment shall receive the notices (flyers) a minimum of one

week prior to commencement of work within the segment.

Additionally, the PI professional shall provide daily information to those media which do non

paid

public service road reports or announcements, and/or

Eye

in

the

Sky

commuter road reporting.

3.

Public Open House Meetings. Prepare presentations for meetings with the Eagle River Community

Council, and upon request, the Eagle River Road Board and the Eagle River Chamber of

Commerce.

The meetings attended shall be the last regularly scheduled meetings prior to the beginning of

construction. Presentation size graphics shall be used to help explain the Project to the general

public. A question

and

answer period following the presentation should be anticipated.

The PI professional shall be the Contractor

s representative and spokesman, able to speak for the

Contractor, and commit the Contractor to courses of action when needed to resolve problems. The

PI professional shall be available to attend additional public meetings, up to five, as requested by

the Engineer.

4.

Other Agency Coordination. Coordinate with the Anchorage People Mover Transit Department

(343

8294) to take advantage of programs which will help decrease traffic through this Project,

such as Park

and

Ride with express bus service, Ride Share, and the car pooling program. Also

coordinate any major detours and closures with emergency service providers (police and fire) and

school bus operators.

5.

Project progress meetings.  Attend all scheduled or special project meetings between the

Contractor and Engineer at the Project Engineer

s field office.

643

4.01 METHOD OF MEASUREMENT.

During winter suspension of work no measurement of

quantities will be made.

1.

Traffic Maintenance will be measured by the calendar day or lump sum and shall consist of all

labor, materials and equipment required to provide the Traffic Control Supervisor, all required

TCPs and public notices, the Construction Phasing Plan and maintenance of all roadways,

approaches, crossings, intersections and pedestrian and bicycle facilities, as required.

2.

Traffic Control Devices will be measured by the units shown in the Traffic Control Rate Schedule.

The quantities to be paid for shall be the number of units of each of the items, installed and

accepted, in place. Construction Signs are regulatory, guide or construction warning signs for which

there is a designation in the ASDS. Permanent Construction Signs shall be as detailed in the plans.

All other signs will be considered Special Construction Signs. Flagger paddles will not be measured

for payment.

Warning lights, high level warning devices, vertical panels and sign supports required for individual

traffic control devices will be considered subsidiary to their respective bid item. If a subsidiary it

em

is not installed and operational on a traffic control device when required, the respective device will

not be measured for payment.

3.

Portable Concrete Barrier will be measured per each nominal 10 foot section (

1 foot) placed to

protect or channelize traffic as called for on the approved TCPs. Measurement for payment will

be made for the initial placement and for each subsequent relocation when moved more than 10

feet in any direction.

4.

Temporary Crash Cushions will be measured per each installation. Repair of temporary crash

cushions will not be measured.

5.

Interim Pavement Markings will be measured by the single stripe station. A single stripe is a

marking or a temporary raised pavement marker 4 inches in width. Wider striping will be measured

as multiples of 4 inches. Centerline gaps will not be deducted from measurements

6.

Flagging and Pilot Car will be measured by the hour for the actual number of hours such operations

were performed as approved by the Engineer. Transportation to and from the work site will not

be measured.

7.

Street Sweeping will be measured by the hour for the actual number of hours such operations were

performed as approved by the Engineer. Time required to empty the sweeper will not be

measured.

8.

Watering will be measured by the M

Gallon (1,000

gallons) of water applied. Weight measure or

volume measure may be used at the discretion of the Engineer. If weight measure is used, the

weight will be converted to gallons at 8.34 pounds per gallon for payment purposes. If volume

measure is used, the volume will be converted to gallons at 7.48 gallons per cubic foot for payment

purposes.

9.

Portable Changeable Message Board Signs will be measured by the calendar day for each sign

used as shown on an approved TCP.

10.

Plastic Safety Fence, placed to protect or channelize pedestrian traffic as called for on an approved

TCP, will be measured by the foot for the initial placement. Movement of the plastic safety fence

to gain access to or from the work site shall not be measured and shall be subsidiary to the item.

11.

Temporary Sidewalk Surfacing, as called for on an approved TCP, will be measured by the square

yard of plywood surface exposed for each placement. Overlaps will not be included in the

measurement.

Providing a 24

hour toll free (1

800

###

####) "hot

line road report" telephone with pre

recorded

message, and providing weekly notices with daily updates will not be measured for payment but will be

subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

Providing

mailouts

, notices, attendance at open house and public meetings, providing weekly notices with

updates, coordinating with other agencies and submitting a final report will not be measured for payme

nt.

643

5.01 BASIS OF PAYMENT.

The accepted quantities, determined as provided above, will be paid

for at the contract price per unit of measurement, respectively, for each of the pay items listed belo

w that

are shown in the Bid Schedule, which price and payment shall be full compensation for the work prescri

bed

in this section.

Items required by this specification that are not included on a unit price basis on the Bid Schedule o

r not

included in other items shall be considered subsidiary to Item 643(1) or 643(2) Traffic Maintenance, e

xcept

the following:

Traffic Price Adjustment

If Item 643(23), Traffic Price Adjustment, is shown on the Bid Schedule the total value of this contra

ct will

be adjusted as appropriate for lane restrictions, closures or delays in completing the directed work,

as

determined by the Engineer.

Payment for Item 643(27), Traffic Control Devices will be made for the pay unit of accepted traffic co

ntrol

devices (construction signs, barricades, traffic cones and/or tubular markers, drums, plastic safety f

ence,

sequential arrow panels, portable changeable message board signs, special construction signs, portable

concrete barriers, pilot cars, temporary pavement markings, temporary crash cushions, temporary sidewa

lk

surfacing, and watering) times the unit rate value contained in the Traffic Control Rate Schedule. A c

hange

order/directive is not required for the traffic control devices

pay item.

TRAFFIC CONTROL RATE SCHEDULE

Traffic Control Device

Pay Unit

Unit Rate

Construction Signs

Each/Day

$ 5.00

Special Construction Sign

Square Foot

$20.00

Type II Barricade

Each/Day

$ 3.00

Type III Barricade

Each/Day

$ 10.00

Traffic Cone or Tubular Marker

Each/Day

$ 1.00

Drums

Each/Day

$ 3.00

Sequential Arrow Panel

Each/Day

$55.00

Portable Concrete Barrier

Each

$60.00

Temporary Crash Cushion

Each

$2,500.00

Pilot Car

Hour

$65.00

Watering

M

Gallon

$20.00

Street Sweeping

Hour

$150.00

Plastic Safety Fence

Linear Foot

$5.00

Portable Changeable Message Board Sign

Calendar Day

$150.00

Temporary Sidewalk Surfacing

Square Yard

$10.50

Flexible Markers

Each

$50.00

Removal of Pavement Markings

Foot

$1.25

Temporary Guardrail

Foot

$22.00

Interim Pavement Markings

Painted Markings

Removable Preformed Markings

Temporary Raised Pavement Markings

Word or Symbol Markings

Foot

Foot

Foot

Each

$0.20

$0.65

$0.15

$40.00

Payment for Item 643(15), Flagging will be paid on a contingent sum basis at the rate of $32.00/hour.

A

change order/directive is not required for the flagging pay item.

Payment for providing mailouts, notices, attendance at open house and public meetings, providing weekl

y

notices with updates, coordinating with other agencies and submitting a final report will be paid unde

r Item

643(31) Public Informational Program.

Payment will be made under:

Pay Item No

.

Pay Item

Pay Unit

643(1)

Traffic Maintenance

Calendar Day

643(2)

Traffic Maintenance

Lump Sum

643(3)

Permanent Construction Signs

Lump Sum

643(15)

Flagging

Contingent Sum

643(23)

Traffic Price Adjustment

Contingent Sum

643(27)

Traffic Control Devices

Contingent Sum

643(31)

Public Informational Program

Contingent Sum

(6/15/00)

R222

SECTION 644

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

644-2.01 FIELD OFFICE. Delete this subsection in its entirety and substitute the following: The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after issuance of the notice of project completion. The following office requirements shall be met:

1.	A minimum of 1,000 square feet of floor area. The office area shall be divided so that it contains an office room separated by a closable door. The office room shall have a minimum of 150 square feet of floor area and have an operable window.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of six (6) electrical outlets.

4.	A minimum of 100 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities and potable drinking water provided.

7.	Three (3) telephone service lines available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within one mile of the project.

10.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

11.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

12.	Provide one mobilization and one demobilization of the Engineer's office equipment and furniture.

644-2.02 FIELD LABORATORY. Delete this subsection in its entirety and substitute the following: Testing can be conducted using the Municipality of Anchorage Department of Public Works laboratory. Contact Michael Krueger, Material Analysis Supervisor at 343-8135 to arrange for material testing.

644-2.06 SCALES. Delete the first and second sentences and substitute the following: When the bid schedule calls for payment on a ton basis for material, the Contractor shall furnish and maintain platform scales, scalehouse, and an electronic computerized weighing system, as hereinafter specified. A permanent certified commercial scale may be used with the Engineer's written approval. Belt conveyor scales are not acceptable for determining pay weight when the contract documents provide for payment on a ton basis.

Delete the second paragraph and substitute the following: Sanitary lavatory facilities, heating, adequate electrical lighting and 120 volt, 60 cycle power shall be furnished to the scale house.

Delete paragraph three in its entirety.

Delete the fourth paragraph and substitute the following: Furnishing platform scales, tickets, scale house, and the electronic computerized weighing system, including all supplies such as: weigh tickets, paper, printer ribbons, diskettes, etc., and all maintenance and repair services necessary to keep the system functional, shall be supplied by the Contractor and is not a pay item but will be considered a subsidiary obligation. Platform scales, scale house and the electronic computerized weighing system shall remain the property of the Contractor upon completion of the work.

The Scales Diary is a bound book provided by the Engineer, to be completed by the Contractor's scale person, that contains dates of action, type of material, source, time the scale opened and time the scale closed, times of scale balance, ticket sequence, time the haul for each material started and stopped, voided ticket numbers, truck numbers, times of tare and tare weights, and the scale person's signature. In addition, the following information on any scale used to weigh materials for payment shall be provided in the Scale Diary:

a.	Owner of the scales, and scale locations.

b.	Manufacturer's name, model serial number, maximum capacity, and type of scales (single beam, double beam, self-reading, etc.).

c.	Date(s) the scales were installed and/or adjusted.

f.	Scale service company inspections and accuracy checks (attach copy).

e.	Division of Weights & Measures inspections and accuracy checks (attach copy).

f.	Time and dates of notification of any malfunctions.

The Scales Diary(ies) shall remain the property of the Engineer.

Delete the second sentence of the last paragraph and substitute the following: Platform scales shall include a weatherproof housing constructed in a manner that protects the recording equipment and allows the scale operator convenient access to the weigh indicator, scale computer, ticket printer, and the printer used to produce the Transaction Summary Report. All components of the platform scales which could be physically manipulated in a manner to alter weights shall be protected by sealed enclosures, acceptable to the Engineer.

Add the following: The Contractor shall provide an electronic computerized weighing system with the

following capabilities:

COMPUTER

1.	The scale computer shall have the ability to store project numbers and all pay item descriptions for multiple projects and products which are weighed with the scale system.

The self-reading scale system shall include the scale load cell, a sealed direct reading weight indicator, scale computer, ticket printer, sequential Transaction Summary Report printer, and the ability to record a complete shifts transaction on a 3-inch high density diskette. The scale computer shall read the output data from the weight indicator without any unit conversion. If a conversion of pounds to kilograms is necessary, the Transaction Summary printer shall also print the Gross Vehicle Weight of each load in pounds for the Engineer's review of the metric conversion factor. The conversion factor shall be 907.1847 kg/ton. All individual parts of the system shall be compatible with each other and suitable for field conditions. Unless prior written authorization is obtained from the Engineer, no payment will be allowed for any material weighed without using the electronic computerized weighing system.

2.	The scale computer shall store the following for each hauling vehicle utilized on the Project: vehicle identification number or the permanent commercial scales assigned unique vehicle identification number if so marked on the vehicle, the tractor license number, associated trailer license number(s) or the permanent commercial scales assigned unique vehicle identification number(s) if so marked on the trailer, tare weight, and maximum allowable vehicle weight (MAVW).

Vehicles shall be tared a minimum of once daily by the scale operator. The Engineer may request additional tares to be done at any time the scale is operational. The Engineer may also require that he be present when tares are done.

The MAVW shall be calculated by the Engineer and a listing of all vehicles and their MAVW(s) will be placed in the scalehouse by the Engineer. The MAVW will be the maximum allowable legal weight, as determined by the Engineer when overloads cannot be hauled in the traffic stream; the manufacturers recommended maximum allowable gross vehicle weight as certified by the Contractor when on-road vehicles are allowed to haul overloads in the traffic stream; or an arbitrary number of 500,000 pounds when the Engineer allows unrestricted overloads out of the traffic stream.

The scale operator shall only utilize MAVWs which have been provided by the Engineer in writing. No tickets shall be issued to a vehicle until the Engineer provides the MAVW.

3.	During weighing operations, the electronic computerized weighing system shall compare each vehicles gross weight to its MAVW. If the vehicle exceeds its MAVW the system shall alert the scale operator that an overload exists and the system shall not issue a ticket.

No payment will be made for any material hauled in a vehicle which is not in conformance with the requirements of Subsection 105-1.12, Load Restrictions, and this Subsection. Non-conforming vehicles shall dump sufficient material so that they conform, and then be reweighed.

4.	The computer system shall have a battery backup as well as protection for power surges or brown outs. The computer system shall be capable of retaining all stored data during a power outage and shall be operable during a power outage to allow shutdown of the hard drive without the loss of information.

TICKETS

The ticket printer furnished by the Contractor shall print a legible weigh ticket for the Engineer on continuous feed 10 kg (4.5 lb.) paper with nominal dimensions of 215 mm (8  inch) by 140 mm (5 inch), and with the following information on each ticket in the order listed:

a.	Sequential ticket number (8 digits, the first 3 digits being a Project code, the next being a product code [A, B, and C for the borrow classifications, D for Crushed Aggregate Base Course, E for asphalt, etc., as directed by the Engineer], and the last 4 digits being the sequential number for each product).

The permanent commercial scales may use load number to count the sequential loads for the Project. The load number shall be the different for each project and product hauled, and shall be reset to 0 at the beginning of each shift.

Whichever is used, this number shall be output to the data diskette given to the Engineer as Field 1, TKT.

b.	Project information (20 digits, the first 5 being the Project AKSAS number, the next 11 for the Project name, and the last 4 for a materials source reference).

c.	Date and Time of Dispatch (24 hour time).

d.	Pay Item name in words with Job Total, Shift Total, Daily Total, or Cumulative Tons (A cumulative product total for this shift and ticket sequence, in tons).

e.	Vehicle identification number, license number, and trailer license number(s). The permanent commercial scales may assign a permanently affixed tractor and trailer vehicle identification numbers, and shall maintain a current record of the corresponding license numbers.

f.	MAVW, as provided by the Engineer in writing.

g.	Gross weight in pounds.

h.	Tare weight in pounds.

i.	Net weight in pounds.

All of the above items are to be printed by the ticket printer with a minimum of a 12 point font, and items b. and c. above shall not be preprinted. After printing, the weigh ticket shall be automatically advanced to a position where it can be torn off at a perforation and handed to the driver.

TRANSACTION SUMMARY REPORT PRINTER

The electronic computerized weighing system shall include a sequential Transaction Summary Report printer that will print out all transactions (keystrokes) made by the computer concurrently with the ticket printer. For permanent commercial scales, the Transaction Summary Report may be printed at the end of the company's daily shift with the Engineer's approval. The printer shall print all scales transactions including tares, voided tickets, and data changes made by the scale operator. The printer shall allow for the paper to be manually advanced so that the scale operator can write notes on the paper when special situations occur such as voided tickets, incorrect hauling unit number used, etc., which shall also be noted in the Scales Diary as provided under Subsection 109-1.02, Measurement of Quantities.

Transaction Summary Reports will be printed concurrently, or at the end of the shift in the case of a

commercial scale if approved by the Engineer. The Report shall include the following information:

a.	Project number (first 5 characters of Field 11, PROJECT).

b.	Date (Field 2, DATE).

c.	Pay item.

d.	Materials source number (last 3 or first 2 characters of Field 10, PRODUCT, at the Engineer's option).

e.	Sequential ticket number, or load number, at the Engineer's option.

The sequential weigh ticket number shall be set to 1 at time 0:00 (12:00 PM) or prior to the first load being hauled at the beginning of each shift for each unique project number, pit number, and pay item combination. The project information, date, pay item, hauling unit identification number(s), their MAVW's, and the scale operator's name shall also be able to be set by the scale operator. Tare weights shall only be able to be changed by a tare weighing operation.

DATA DISKETTES

The electronic computerized weigh system shall also provide the Engineer with a 3-inch high density diskette at the end of the shift. The disk shall record all ticket information which was produced during the shift.

The data shall be stored in two files with the same information but different formats. The first file shall be

in dBASE IV format (IBM) and shall be useable by the program without any conversion or manipulation. The naming convention for this file shall be yymmdd.dbf. The second file shall be a raw data file in ASCII format with fields separated by commas, character fields enclosed in double quotes, a carriage return at the end of each record, and an end of file mark following the last record. The naming convention for this file shall be yymmdd.csv. If more than one scale is used on the Project, a scale location designation acceptable to the Engineer shall be utilized for the 7th and 8th characters of the filename.

If the Contractor is hauling from a permanent commercial scales operation, then the commercial vendor shall download his hard drive directly to a disk with out conversion or manipulation at the end of the shift. He shall also provide conversion programs and training so that data can be converted into the information the Engineers requires. In the event both data files on the diskette are not completely useable to obtain all truck weighing data, the Contractor shall correct, construct, or reconstruct the data file utilizing the sequential Transaction Summary Report or other information, as directed by the Engineer, as a data source. No payment will be made for any hauled material on a given date until an accurate daily data file has been delivered to the Engineer. If written permission is obtained from the Engineer to weigh without the electronic computerized weighing system for a minor equipment failure, a data file, acceptable to the Engineer, shall be constructed as described above. The fields for each record shall be in the following format and order. Other data fields may also be provided but shall follow the fields in the required format.

Field	Field Name	Type	Width

1	TKT	Character	4 (right justified w/leading blanks)

2	DATE	Character	8 (mm/dd/yy)

3	TIME	Character	5 (hh:mm) (24 hour)

4	UNIT_ID	Character	5 (right justified w/leading blanks)

5	MAVW	Numeric	6 (pounds)

6	GROSS	Numeric	6 (pounds)

7	TARE	Numeric	6 (pounds)

8	NET	Numeric	6 (pounds)

9	COMMENTS	Character	20

10	PRODUCT	Character	20

11	PROJECT	Character	20

The system shall be able to generate the summary report, either during or at the end of the day or shift, which summarizes the number of loads and total net weight for each Date, Project, and Product. The original of the end of day report shall be given to the Engineer at the end of each shift.

A user instructional manual shall be available for each scale which explains the complete scale operation. A copy of this manual shall be kept in each scalehouse and be available for review by the Engineer at all times.

In the event that extra construction engineering expenses are incurred due to checking non-machine data entries or other data irregularities, an amount equal to the value of those expenses will be deducted from the value of the item before payment.

(5/2/96)R211

Add the following Section

:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01 DESCRIPTION.

This Training Special Provision implements 23

CFR

230, Subpart A,

Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall

provide on-the-job training aimed at developing full journey status in the type of trade or job

classification involved. The number of individuals to be trained and the number of hours of training t

o be

provided under this contract will be as shown on the bid schedule.

645-2.01 OBJECTIVE.

Training and upgrading of minorities and women toward journey status is the

primary objective of this program. The Contractor shall enroll minorities and/or women, where

possible, and document good faith efforts prior to the hire of non-minority males in order to

demonstrate compliance with this Training Special Provision. Specific good faith efforts required unde

r

this Section for the recruitment and employment of minorities and women are found in the Federal EEO

Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.I, 7.j, and 7.1, located in the "green pages"

of this document.

645-3.01 GENERAL.

The Contractor shall determine the distribution of the required number of

apprentices/trainees and the required number of hours of training among the various work classificatio

ns

based upon the type of work to be performed, the size of the workforce in each trade or job

classification, and the shortage of minority and female journey workers within a reasonable area of

recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior

to

contract award that training in the skilled classifications is not possible on a project; if so, the

Department may then approve training either in lower level management positions such as office

engineers, estimators, and timekeepers, where the training is oriented toward construction application

s,

or in the unskilled classifications, provided that significant and meaningful training can be provided

.

Some offsite training is permissible as long as the training is an integral part of an approved traini

ng

program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the

apprentices/trainees are concurrently employed on the project and the Contractor does one or more of

the following: contributes to the cost of the training, provides the instruction to the apprentice/tra

inee, or

pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year

of

apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report,

indicating the training program to be used, the number of apprentices/trainees to be trained in each

selected classification, the number of hours of training to be provided, and the anticipated starting

time

for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a

Directive. Such authorization will be made only after submission of documentation by the Contractor,

and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a

change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of

Apprenticeship & Training (

USDOL

/BAT), or one developed by the Contractor and approved prior to

contract award by the Alaska Department of Transportation and Public Facilities (DOT&PF) Training

Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training pr

ogram

selected by the Contractor. Training program approval by the Department for use under this section is

on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible aft

er

start of work utilizing the skill involved and remain on the project as long as training opportunities

exist

or until training has been completed. It is not required that apprentices/trainees be continuously

employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify

as a journey worker before the end of the prescribed training period and the Contractor employs that

individual as a journey worker in that classification for as long as work in that area remains, the

individual's training program will be considered completed and the balance of training hours required

for

that apprentice/trainee shall be waived.

The Contractor shall furnish each DOT&PF training program trainee a copy of the program (Form

25A310) to be followed during training on the project, and with a written certification showing the ty

pe

and length of training completed on the project. Existing

USDOL

/BAT apprentices should already have

a copy of their program. No employee shall be employed for credit as an apprentice/trainee in a

classification in which that employee has previously worked at journey status or has previously

completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women

employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports

documenting the progress of each apprentice/trainee. The Contractor must submit Form 25A313 by

the 15th of each month and provide each DOT&PF trainee written evaluation reports for each unit of

training provided as established on Form 25A310.

645-3.02 WAGES.

Trainees in DOT&PF approved training programs will be paid prevailing

Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum

journey rate specified in the contract for the first half of the training period, at least 75 (but les

s than

100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent

for

the last quarter of the training period. Trainee wages shall be identified on Form 25A310. Apprentices

in

USDOL

/BAT training programs shall be paid in accordance with their approved program. Beginning

wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be

identified on Form 25A312.

645-3.03 SUBCONTRACTS.

In the event the Contractor subcontracts a portion of the work, he

shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.

Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where

appropriate. However, the responsibility for meeting these training requirements remains with the

Contractor; compliance or non-compliance with these provisions rests with the Contractor and

sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection

645-5.01, Basis of Payment.

645-4.01 METHOD OF MEASUREMENT.

The Contractor will be credited for each approved

apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in

the certified payrolls. There shall be no credit for training provided under this section prior to the

Contractor's

submittal

and approval by the Engineer of Form 25A312 for each apprentice/trainee

trained under this Section. Upon completion of each individual training program, no further

measurement for payment shall be made.

645-5.01 BASIS OF PAYMENT.

Payment will be made at the contract unit price for each hour of

training credited. Where a trainee or apprentice, at the discretion of the Contractor, graduates early

and

is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the

Contractor will receive payment only for those hours of training actually provided

This payment will be made regardless of any other training program funds the Contractor may receive,

unless such other funding sources specifically prohibit the Contractor from receiving other

reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be

made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until go

od

faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved f

or

the project. No payment or partial payment will be made to the Contractor if he fails to do any of the

following and where such failure indicates a lack of good faith in meeting these requirements:

1.

Provide the required hours of training (as shown on the approved Form 25A311),

2

.

Train the required number of trainees/apprentices in each training program (as shown on the

approved Form 25A311), or,

3

.

Hire the apprentice/trainee as a journey worker in that classification upon completion of the

training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative a

ction

program and thwarts the Department's federal mandate to bring women and minorities into the

construction industry. Although precise damages to the program are impractical to calculate, they are

at

a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the progra

m.

Therefore, where the Contractor has failed, by the end of the project, to provide the required number

of hours of training and has failed to submit acceptable good faith efforts documentation which

establishes why he was unable to do so, the Contractor will be assessed an amount equal to the

following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits. The

journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No

.

Pay Item

Pay Unit

645(1)

Training Program,

Labor Hour

1 Trainee/Apprentice

(10/29/91)

S16

Add the following Section

:

SECTION 646

EQUIPMENT RENTAL

Special Provisions

646-1.01 DESCRIPTION.

This item consists of furnishing construction equipment, operated, fueled

and maintained, on a contingent sum basis for use in construction of extra or unanticipated work at th

e

direction of the Engineer. Construction equipment is defined as that equipment actually used for

performing the items of work specified and shall not include support equipment such as, but not limite

d

to, hand tools, power tools, electric power generators, welders, small air compressors and other shop

equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations

shall at all times be in accordance with the Engineer's instructions. These instructions by the Engine

er

shall be to the Contractor's supervisory personnel only, not to the operators or laborers. In no case

shall these instructions by the Engineer be construed as making the Department liable for the

Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

646-2.01 EQUIPMENT FURNISHED.

In the performance of this work, the Contractor shall

furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities

set

forth on the Bid Schedule or as directed by the Engineer. The operation of all equipment shall be by

skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum

requirements. The number of pieces of each equipment to be furnished and used shall be as the

Engineer considers necessary for economical and expeditious performance of the work. The equipment

shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first

class working condition and capable of full output and production. The

minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's

specifications. Alterations will not be considered acceptable in achieving the minimum rating. Equipme

nt

shall be replaced at any time when, in the opinion of the Engineer, their condition is below that norm

al

for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers,

tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items a

nd

expenses.

646-2.02 EQUIPMENT OPERATORS AND SUPERVISION

PERSONNEL.

Equipment

operators shall be competent and experienced and shall be capable of operating the equipment to its

capacity. All personnel furnished by the Contractor shall be, a

nd shall remain during the work

hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's

representative together with such other personnel as are needed for Union, State, or Federal

requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, a

nd

materials provided by the Contractor and involved in the performance of the work. Also, the

Contractor shall furnish, without direct compensation, such transportation as may be appropriate for t

he

personnel.

646-3.01 CONSTRUCTION REQUIREMENTS.

The performance of the work shall be in

accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times

directed by the Engineer and shall commence, continue, and stop any of the several operations involved

in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per

week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the

project. The serial number and brief description of each item of equipment listed in the bid schedule

and

the number of hours, or fractions thereof to the nearest one

quarter hour, during which equipment is

actively engaged in construction of the project shall be recorded by the Engineer. Each day's activity

will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's

representative at the end of each shift, and a copy will be provided to the Contractor's representativ

e.

646-4.01 METHOD OF MEASUREMENT.

The number of hours of equipment operation to be

paid for shall be the actual number of hours each fully operated specified unit of equipment, or each

fully operated specified combination of units of equipment, is actually engaged in the performance of

the

specified work on the designated areas in accordance with the instruction of the Engineer. The pay tim

e

will not include idle periods, and no payment will be made for time used in oiling, servicing, or repa

iring

of equipment, or in making changeovers of parts to the equipment. Travel time to or from the project,

will not be authorized for payment.

646-5.01 BASIS OF PAYMENT.

Item 646(

1

) Wide Pad Dozer, 65

HP Min., will be paid on an

hourly basis at the rate of $150.00 / hour.

The contingent price per hour for the equipment shown above shall be full compensation for furnishing,

operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to

the

equipment. Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage

than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No

.

Pay Item

Pay Unit

646(1)

Wide Pad Dozer, 65

HP Min.

Hour

(3/10/98)

R15a

Add the following Section

:

SECTION 647

CPM SCHEDULING

Special Provisions

647-1.01 DESCRIPTION.

This work consists of providing and maintaining a Critical Path Method

(CPM) progress schedule for the project. The schedule shall be used for coordination and monitoring

of all work under the Contract including activity of subcontractors, manufacturers, suppliers, and uti

lity

companies, and reviews by the Department.

647-2.01 SUBMITTAL OF SCHEDULE

Submit a detailed initial CPM schedule at least 5 days prior to the preconstruction conference, for th

e

Engineer's approval. The schedule shall meet the requirements set forth below.

The construction schedule, for the entire project, shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed CPM schedule are required, the

Contractor shall do so promptly. The CPM schedule must be finalized within 60 days of the Notice to

Proceed.

647-3.01 REQUIREMENTS AND USE OF SCHEDULE

1.

Schedule Requirements.

The CPM schedule shall be presented as a Precedence Diagram

Network developed in the activity-on-node format and shall include:

a.

activity description

b.

activity duration

c.

resources required for each of the project activities, including:

(1)

labor

, showing work days per week, holidays, shifts per day, and hours per

shift

(2)

equipment

, including the number of units of each type of equipment

(3)

materials

.

The activity-on-node diagram shall show the sequence and interdependence of all activities

required for complete performance of all items of work under this Contract, including shop

drawing

submittals

and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

It is understood by the Engineer and the Contractor that float is shared equally.

The contract completion time will be adjusted only for causes specified in this Contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or

contract completion dates will be considered for a time extension.

2.

60-Day Preliminary Schedule

. Before proceeding with any work on site, the Contractor shall

prepare, submit, and receive the Engineer's approval of a 60-Day Preliminary Schedule.

Schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the

project and shall include mobilization,

submittals

, procurement, and construction.

No contract work may be pursued at the site without an approved 60-Day Preliminary

Schedule or an approved CPM schedule.

3.

Schedule Updates

. Job site progress meetings will be held monthly by the Engineer and the

Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify

finish dates of completed activities, remaining duration of uncompleted activities, and any

proposed logic and/or time estimate revisions. The Contractor shall submit a revised CPM

schedule within 7 calendar days after this meeting. The revised schedule shall show finish dates

of completed activities and updated times for the remaining work, including any addition,

deletion, or revision of activities required by Contract modification.

4.

Work Plans

. In addition to the CPM schedule, the Contractor shall, every two weeks during

construction, submit a work plan detailing his proposed operations for the forthcoming two

weeks. This plan shall detail the following:

a.

work activities

b.

manpower involved by trade

c.

work hours

d.

equipment involved

e.

location of the work to be performed

647-4.01 METHOD OF MEASUREMENT.

CPM Scheduling will not be measured for payment.

647-5.01 BASIS OF PAYMENT.

At the lump sum price for CPM Scheduling.

Payment will be made under:

Pay Item No

.

Pay Item

Pay Unit

647(1)

CPM Scheduling

Lump Sum

Delete this section in its entirety and replace with the following section:

SECTION 660

SIGNALS AND LIGHTING

660-1.01 DESCRIPTION.

This work includes furnishing and installing, modifying, removing, or salvaging

one or more traffic signal systems, flashing beacon systems, highway lighting systems, sign illuminati

on

systems, traffic count stations, removal of load centers, electrical equipment on structures,

falsework

lighting, partial installations for future systems, or combinations thereof, as specified.

The locations of the above items shown on the Plans are approximate. Exact locations will be establish

ed

in the field.

Where an existing system is to be modified, reuse the existing material in the revised system, or disp

ose

existing materials as shown on the Plans or specified in the Special Provisions.

660-1.02 REGULATIONS AND CODE.

Ensure that all material and workmanship, as determined by

the Department, conform to the standards of the NEC, the

NESC

, and local safety codes as adopted and

amended by the authority having jurisdiction.

Use electrical materials, devices, fittings, and hardware that are listed by Approved Independent Elec

trical

Testing Laboratories; such as UL, ETL,

CSA

, etc. and that conform to applicable

NEMA

and ANSI

standards.

Welding must conform to

AWS

Structural Welding Code D1.1

Steel and

AWS

Structural Welding Code

D1.2

Aluminum.

660-1.03 EQUIPMENT LIST(S) AND DRAWINGS.

Within 30 days after the Contract award, submit

8 collated copies of a portfolio of equipment and materials proposed for installation to the Departmen

t for

review and approval.  Include a table of contents in the portfolio(s) that includes each item

s intended

use(s) and the following:

1.

Materials on the Approved Products List:

A description that includes product name,

manufacturer, model or part number, and the conditions listed for approval.

2.

Materials not on the Approved Products List:

Catalog cuts that include the manufacturer

s

name, type of product, size, model number, conformance specifications, and other data as

may be required, including manufacturer

s maintenance and operations manuals, or sample

articles.

3.

Materials not requiring certification:

Incidental materials incorporated into the work (such

as nuts, ties, bolts, washers, etc.) must meet all applicable Specifications and be installed

per all manufacturer

s recommendations.  Certification is not needed unless required by

the Special Provisions or requested by the Engineer.

The Department will not be liable for any costs related to material purchased, labor performed, equipm

ent

used, or delay to the work prior to review and approval of equipment and materials.

At the time the controller cabinet and equipment are delivered for testing, or if ordered prior to pur

chase,

submit the following for each controller assembly called for in the Plans:

1.

Two

blackline

sets of controller cabinet schematic wiring diagrams

2.

Two copies of the manufacturer

s maintenance and operations manuals for the equipment

in the cabinet

The schematic wiring diagrams must show all circuits and parts in detail. Clearly identify all parts b

y name

or number. Submit the final wiring diagrams for each controller assembly in an

AutoCad

Drawing

Interchange File format (DXF,

DWG

, etc.) on 3.5

inch floppy disk. Use only the default font style and line

type distributed with a basic

AutoCad

package.

Prepare 3 complete sets of red lined as

built plans and keep them current with the construction. Detail in

the as

built plans all construction changes made to the Plans. Include the following information on the

appropriate sheets:

1

.

Location and depth of conduit runs

2

.

Station and offset of all junction boxes

3

.

Heights of signal faces and overhead signs

4

.

A list of equipment, including manufacturer, brand, and model number installed in each

controller cabinet

Furnish copies of the as

built plans at least twice a month during construction so that they may be reviewed

for accuracy and completeness. Furnish any additional information required to clarify the as

built plans and

correct all discrepancies. The Department will not make progress payments for the signal and illuminat

ion

work completed until reviewing accurate as

built plans reflecting the construction progress. Correct any

deficiencies before payment.

Before final inspection of the work, submit 3 complete sets of as

built plans to the Engineer. You may

substitute 2 colored copies of the as

built plans in lieu of keeping the 3 separate original copies. If you elect

to do this, a sample of the method of copying must be approved before starting any work on the signal

and

lighting items.

660-1.04 WARRANTIES, GUARANTIES AND INSTRUCTION SHEETS.

Deliver to the

Engineer all manufacturers

warranties, guaranties, instruction sheets, and parts furnished with materials

used in the work before the Department assumes maintenance responsibilities.

When required by the Special Provisions, provide an on

site manufacturer

s representative who shall:

a

.

Turn on and adjust the electrical system.

b

.

Provide acceptable instruction for the operation and maintenance of the electrical system.

660-1.05 MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS.

This

work consists of protecting and maintaining the existing and temporary electrical systems during the l

ife of

the contract. The work includes: repairing, replacing, adjusting, realigning, cleaning, and relocating

components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational

and

positioned in accordance with the following specifications.

At the Preconstruction Conference, furnish the Engineer with the name and phone number of the person

who will maintain the existing and temporary electrical facilities. Make this person available at all

times until

the date of Acceptance for Traffic and Maintenance and provide all labor, materials, and equipment thi

s

person may need to complete repairs ordered by the Engineer.

When you begin work, the Engineer will notify you and the local maintenance agencies in writing of the

transfer of maintenance responsibilities, providing an effective date and time. Maintenance does not i

nclude

replacing defective equipment or repairing damage before transferring maintenance responsibility.

Therefore, before starting work on the project, you should inventory the condition of the existing equ

ipment

and document all damaged and defective equipment, which the Engineer will inspect with you. If you beg

in

work before providing the Engineer with an inventory, you waive the right to claim extra compensation

when the Engineer later finds damaged or defective equipment.

Keep all components of the existing and temporary electrical systems fully operational during the prog

ress

of the work, except when the Engineer allows shutdowns to alter or remove the systems. The Engineer wi

ll

consider these systems fully operational when he finds no damaged or defective equipment in service, a

nd

photoelectric controls operate the lighting systems. The State will pay for all electricity used to op

erate the

systems, if the public benefits from their operation. Furnish replacement equipment compatible with

equipment used in the Central Region.

Begin repair work on all systems within one hour of notification by the Engineer. If you do not comple

te

the repairs, the Engineer may have outside forces complete the repairs and deduct the amount billed fr

om

any monies due you. When you work on a traffic signal system, print a record of all work performed in

the

diary found in each controller cabinet. Make sure each entry includes

1

.

The dates and times you began and completed your work, and the names of the crew members

completing the work.

2.

The characteristics of the equipment failure or faulty operation evident before repair.

3.

The changes made or corrective actions taken.

4.

The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to periods during normal working hours as specified in

Section 643, Traffic Maintenance. During the shutdowns, use flag persons to control traffic. Provide l

ocal

traffic enforcement and maintenance agencies 24 hour notice before shutting down a traffic signal syst

em.

Locate existing conduit runs, buried cables, junction boxes, and all underground utilities before star

ting

work that may damage these facilities or interfere with these systems.

Where roadways are to remain open to traffic and existing lighting systems are to be modified, energiz

e the

modified circuit by sunset on the same day the original circuit is retired.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers,

and

controller cabinets whenever their clearance from the traveled way is less than 6 feet.

During the various phases of construction, shift the signal heads to keep them aligned horizontally an

d

vertically with the approaches in accordance with the following:

1.

For overhead signals, maintain 17.5 feet  to 19 feet of clearance between the traveled way and the

bottom of each signal.

2.

For side mounted signals, maintain 9 feet to 11 feet of clearance between the traveled way and the

bottom of the signal.

3.

Align overhead signals controlling a single lane with the center of the lane.

4.

Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

5

.

Check the horizontal angle to the side mounted far right signal from the center of the farthest left

through lane at the stop bar. When the angle exceeds 20 degrees, move this signal to an overhead

location. With two or more through lanes, center one signal head over each lane. With one through

lane and protected-permitted signal phasing, leave the five section signal over the lane line and

center the signal to be relocated over the through lane, otherwise install the relocated signal 8 feet

to the right of the signal centered over the through lane.

6

.

For pedestrian signals, maintain 7 feet to 9 feet between the traveled way and the bottom of each

pedestrian signal.

7.

Aim all signal heads in accordance with subsection 660-3.08, Installation Details.

When no longer required, salvage all original and Department provided equipment in accordance with the

plans and subsection 660-3.21, Salvaging or Reusing Electrical Equipment, and remove all other materia

ls

used in the temporary systems from the project.

660-1.05(A) Temporary Signal Systems.

Provide temporary traffic signals at the intersections listed in

the plans or special provisions. Move traffic through these intersections at all times with fully func

tional

traffic signals, except during shutdowns to change from one system to another. The Engineer will limit

temporary signal system shutdowns to periods during normal working hours as specified in Section 643,

Traffic Maintenance. During these shutdowns, use flag control to control the flow of traffic.

Submit a plan for each temporary signal system to the Engineer for approval before implementation. Ens

ure

each temporary signal system equals the one being replaced or modified, that is, it includes the same

number of signal heads, signal phases, pedestrian pushbuttons, etc.  Include the following details in

each

temporary signal plan.

1

.

A scale drawing of the intersection that includes all lanes, their widths, and auxiliary lane pocket

lengths.

2.

The location of all signal poles.

3.

The location, sizes, and type of each signal head.

Temporary signal systems may consist of any combination of the following:

1.

The existing systems

2.

Relocated components of the existing systems

3.

Guyed wood poles

4.

Parts of the permanent signal system.

Furnish and install all materials and miscellaneous hardware required for a functional traffic signal

system.

All materials shall conform to the requirements of the plans and specifications. Use temporary equipme

nt

compatible with existing equipment used in the Central Region. Provide load centers as required in

subsection 660-1.05(B), Temporary Illumination Systems.

You may suspend traffic signals from messenger cables provided you mount them with standard span wire

hangers and secure them with a second cable to prevent misalignment in a wind. Furnish all signal face

s with

back plates and visors. Use two circuits to energize the signals of each phase that include two or mor

e

signal faces; wire each circuit wired with an

IMSA

20-1 signal cable. The Engineer will allow splices only

at the terminal blocks in the signal faces. Leave sufficient signal cable slack at each pole to provid

e for drip

loops and to allow realignment of each signal head. You may install temporary controller assemblies on

Type III junction boxes while completing work on the permanent systems.

Whenever temporary signals includes a span wire attached to a permanent signal pole, install a guy on

the

permanent pole and provide protective collars to prevent chafe damage. Exclude poles with breakaway

bases in span wire supported signal systems.

Maintain fully actuated traffic signals during the normal course of construction by installing loop or

optical

detectors as directed by the Engineer.  During winter shutdown, provide loop detectors in the signal

systems according to Section 6.080 of Chapter 6 of the Municipality of Anchorage's Design Criteria

Manual.

660-1.05(B) Temporary Illumination Systems.

Provide temporary illumination at all locations with

existing lighting, at all temporary traffic signals, and along all roadways that transition from one s

ection to

another. Provide this work during the life of the contract on all roadways open to traffic within the

project

limits.  Make temporary lighting systems operational by sunset on the day you replace or retire a syst

em,

or you open a roadway and/or detour to traffic.

Submit a plan for each temporary lighting system to the Engineer for his review and approval prior to

implementation.  Ensure the temporary lighting plans equal the systems being replaced or modified.  At

intersections, provide electroliers on the far right side of each main street approach, installed near

the main

street radius returns.  Consider the street with the vehicular right-of-way as the main street; at sig

nalized

intersections and four-ways stops, consider both streets as main streets.

Furnish and install all materials and miscellaneous hardware required to provide a functional lighting

system,

including electrical load centers. All materials shall conform to the requirements of the plans and

specifications, except branch conductors may be triplex aluminum with messenger cable if they are inst

alled

overhead.  Install branch conductors in underground electrical conduit when overhead conductor

clearances do not conform to the National Electrical Safety Code (

NESC

).  Size conductors to provide

the minimum voltage recommended by the ballast manufacturer at the most remote

luminaire

. You may use

the existing

luminaires

or new

luminaires

with a light distribution compatible with the proposed lighting

system configuration.

Use any of the following poles that maintain a minimum 40 feet difference in elevation between a

luminaire

and the edge of traveled way beneath it.

1.

Existing poles if they are not owned by a utility.

2.

Poles from the permanent lighting system.

3.

Poles that are part of the temporary signal systems.

4.

ANSI Class 4 wood poles that you furnish.

5

.

Steel or aluminum poles that meet design criteria for 80 miles per hour wind speeds according to

AASHTO Standard Specifications for Structural Supports.

Install all light poles with the ends of the mast arms situated over the edge of the traveled way. Ret

ain the

breakaway base features, when you relocate existing electroliers. Provide all other poles installed in

the

clear zone, except traffic signal poles, with

FHWA

approved slip bases, transformer bases, or frangible

couplings. Install wood poles and all other fixed base poles behind portable concrete barrier; provide

a 2

foot space between the barrier and the pole.

Use any of the following load centers to energize the temporary lighting and signal systems. Provide a

ll

work needed to modify load centers to provide functional temporary lighting and signal systems accordi

ng

to the NEC.

1.

Permanent load centers installed in their plan location.

2

.

Existing load centers scheduled to remain intact until completion of the project. You may relocate

and reuse existing load centers only if they are approved.

3

.

Approved temporary load centers with photoelectric controlled lighting circuits.  Provide a

temporary load center when you retire an existing load center that is not approved, and when

approved load centers are unavailable.

Approved load centers include load centers UL labeled as Service Equipment, or UL labeled as Industria

l

Control Equipment and marked "Suitable for use as service equipment".

660-1.06 SCHEDULING OF WORK.

Complete each new traffic signal system, highway lighting

system, and sign illumination system and ensure it is ready for operation before opening to traffic th

e

corresponding section of new alignment.

Do not place traffic signal systems in operation until the street lighting is energized at controlled

intersections.

Do not pull conductors into conduit until the junction boxes are set to grade, crushed rock sumps are

installed, grout is placed around the conduit, and metallic conduit is bonded.

660-1.07 SAFETY PRECAUTIONS.

Before starting work on existing street lighting circuits, de

energize

the system by opening disconnect switches, and/or opening bypass switch plugs, and tagging each opened

device as detailed in Part 4, Section 44, Article 440 of

NESC

. Where said circuits are under the control

of an electric utility, obtain written assurance daily from the utility that the circuit being worked

on has been

de

energized.

Post suitable signs at load centers when a contractor is working on any of the circuits from that load

center.

660-1.08 DEFINITIONS.

Use the definitions in

NEMA

TS 1

1989, Traffic Control Systems, Section

1, Definitions, along with the following:

1

.

Electrolier

.

The complete assembly of pole, mast arm,

luminaire

, ballast and lamp.

2

.

Luminaire

.

The assembly which houses the light source and controls the light emitted from

the light source.

Luminaires

consist of hood (including socket), reflector and glass globe

or refractor.

3

.

Lighting Standard.

The pole and mast arm which must support the

luminaire

.

4

.

Vehicle.

Any motor vehicle licensed for highway use by the State of Alaska.

660-2.01 EXCAVATING AND BACKFILLING.

Perform the excavations required for the installation

of conductors, conduits, foundations, and other appurtenances in a way to avoid unnecessary damage to

the streets, sidewalks, landscaping, and other improvements.

Do not excavate the trenches wider than necessary for the proper installation of the electrical appurt

enances

and foundations. Do not perform excavation until immediately before installing conduit and other

appurtenances.

Place the material from the excavation where it will not cause damage or obstruction to vehicular and

pedestrian traffic or interfere with surface drainage.  Dispose of all surplus excavated material acco

rding

to Subsection 203

3.01.

Backfill the excavations according to Section 204.  All backfill material shall be Selected Material,

Type

A and shall be subsidiary to the 660 items listed in the bid schedule.

Keep excavations after backfilling well

filled and maintained in a smooth and well

drained condition until

permanent repairs are made.

660-2.02 REMOVING AND REPLACING IMPROVEMENTS.

Replace or reconstruct

improvements damaged by your operations such as sidewalks, curbs, gutters, pavement, base material,

lawns and plants, and other improvements that are removed or broken with the same kind of material as

found on the work, or with materials of equal or better quality. Leave the new work in satisfactory an

d

serviceable condition.

Whenever a part of a square or slab of existing sidewalk, curb and gutter, or driveway is broken or

damaged, remove the entire square, section or slab and reconstruct the concrete as above specified.

Before removing the sidewalk, driveways, or pavement material, cut the outline of all areas to be remo

ved

in concrete sidewalks, driveways, and in pavements through completely with a saw. Make cuts neat and

true and prevent shatter outside the removal area.

660-2.03 FOUNDATIONS.

Cast in place foundations.

Cast in place foundations for posts and poles in drilled holes.  Type

P

Controller cabinet foundations shall be precast.

1

.

Form the entire controller foundation and the top 12 inches of pole or post foundations and

give the top a smooth steel trowel finish.

2

.

Place conduits in the center of the pole

post foundations with clearance allowed for

bushings. If subsurface conditions prevent completing a drilled hole, and when approved,

use a corrugated metal pipe (

CMP

) form as a substitute for the drilled hole. Consider the

savings in concrete to offset the cost of supplying and installing the

CMP

form. No

additional payment will be made for the

CMP

formed foundation.

3

.

When a

CMP

is used, over

excavate the area around the form enough to allow for proper

compaction around the form. Perform backfill operations according to Section 204. Do

not use water for drilling operations or for any other purpose where it may enter the hole.

4

.

Use controller cabinet anchor bolts as recommended by cabinet manufacturer and set with

a template.

5

.

Use Class A concrete conforming to Section 501, Structural Concrete. All concrete

required to complete the foundations is subsidiary. Reinforcing steel must conform to

Section 503, Reinforcing Steel. If required, use corrugated steel pipe that is at least a No.

14 U.S. Standard Gauge thick, conforming to Subsection 707

2.01.

6

.

Drill holes or use forms that are vertical and true to the locations shown in the Plans. When

foundation excavation is complete, but before placing the concrete, remove all loose

material to ensure that the foundation rests on firm, undisturbed ground.

7

.

If a reinforcing steel cage is required, place and secure it symmetrically about the vertical

axis and securely block it to clear the sides of the foundation. Use a template to securely

support all anchor bolt assemblies and conduit ends.

8

.

Do not permit surface water to enter the hole. Before placing concrete, remove all water

that may have infiltrated in the hole. Thoroughly moisten both the forms and the ground

before placing concrete. Pour each foundation in one continuous pour.

9

.

Do not erect or place posts, poles, and pedestals on the foundation until 7 days after

placing the concrete. Plumb the assembly by adjusting the nuts on the anchor bolts prior

to grouting.

Pile Foundations.

All materials must meet applicable AASHTO requirements.

1

.

Steel pipe pile. A 53, Grade B or better.

2

.

Connection plate. A 36 steel and 2 inches thick.

3

.

Connection bolts, nuts, and washers. Size and type per the

electrolier

manufacturer

s

recommendations.

4

.

Install pipe piles open

ended and to a minimum depth of 15 feet (less top projection).

5

.

Backfill and compact the work hole around upper portion of each pile in 8 inch lifts with

a soil

cement mixture. (minimum of 4 sacks of cement per cubic meter of soil).

6

.

Steel pipe piles. Certified by matching the stencils on the pipe piles (by 300 foot lots) to

the physical and chemical tests for the applicable lot.

All Foundations.

1

.

Do not use shims or other similar devices for plumbing or raking. Place grout according to

Subsection 502

3.04 under the base plate as shown on the Plans after each post, pole or

pedestal is in position on non

pile foundations. Shape the grout to present a neat

appearance. Cure the grout by keeping it damp for 3 days.

2

.

Provide standards to be relocated with new foundations and anchor bolts of the proper

type and size.

3

.

Install a raised Type III junction box on the door side of the controller cabinet, and butt

it against the cabinet

s foundation unless installing a one

piece cabinet/junction box

foundation. Extend the top of the controller cabinet foundation 18 inches above the

junction box and provide it with a 1 inch diameter drain. The drain connected to the

cabinet interior must empty to the rear and above the ground. Place all conduits in the door

side half of the foundation to provide adequate terminal block clearance.

4

.

Existing foundations may be abandoned

in

place. However, remove the tops of the

foundations, reinforcing steel, anchor bolts, and conduits to at least 12 inches below the

roadway

subgrade

, sidewalk, or unimproved ground. Backfill the resulting hole with

material equivalent to and compacted to the density of the surrounding ground.

For new and relocated

electrolier

foundations, you have the option to use pile foundations in place of the

specified concrete foundations.  No additional money will be paid for the foundation substitution.

660

2.04 POLES, STEEL PEDESTALS AND POSTS.

The traffic signal, highway lighting pole, and

mast arm designs must conform to the AASHTO Standard Specifications for Structural Supports for

Highway Signs,

Luminaires

and Traffic Signals. Submit for approval the pole manufacturer

s back

up

calculations used to design each pole. Include a wind stress certification by the manufacturer which

indicates that all poles have been designed for a wind speed of 100 miles per hour (mph) with a 1.3 gu

st

factor and a summary of the load used in each pole

s design.

The design for electroliers must include a traffic sign, 48" by 48", located with its centroid 14 feet

above

the base of the pole.

Determine the shaft lengths and mast arm connector plate locations of all poles to meet the plan mount

ing

heights of

luminaires

and traffic heads.

Do not mount signal heads or signs within 12 inches either side of signal mast arm extension splice.

The sum of signal mast arm moments about centerline of the signal pole (SM) is

dimensionless

, calculate

it as follows:

SM =

(

SGn

x

Dist.n

) +

(

SNn

x

Dist.n

SM

=

Sum of moments

Sgn

=

Signal head plus backplate area in square meters

Snn

=

Sign area in square foot

Dist.n

=

Distance from the centerline of signal pole to center of signal or sign

in feet

n

=

sign or signal on the signal mast arm

Poles less than 15 feet long must be round or 8

to 16

sided. They must be constructed of No. 11 or

thicker U.S. standard gauge steel, or 4 inch nominal diameter standard (schedule 40) pipe or conduit,

with

the top designed for a post

top slip

fitter. Use standard pipe that conforms to ASTM A 53, A 501, A 513,

and A 618. Construct pedestrian push button posts of 2

1/2 inch nominal diameter standard (schedule 40)

pipe that conforms to ASTM A 53.

Poles 15 feet or longer must be round or 8

to 16

sided. They must be fabricated from sheet steel of

weldable

grade. After fabrication, the steel must have a minimum yield strength of 40,000 psi..

Poles may be fabricated from full length sheets or shorter sections. Fabricate each section from not m

ore

than 2 pieces of sheet steel. When using 2 pieces, place the longitudinal welded seams directly opposi

te

one another. After butt

welding the sections together, place the welded seams on adjacent sections to form

continuous straight seams from the base to the top of the pole.

Poles, before installation, must be straight with a permissive variation in sweep not to exceed 3/4 in

ch

throughout the length of the pole.

Provide a backing plate consisting of a metal sleeve at all butt welded, transverse joints. The sleeve

must

be No. 12 U.S. Standard

guage

steel with the same chemical composition as the steel in the pole. Use a

metal sleeve that is at least 3 inches long. Center the sleeve at the joint. Ensure it has the same ta

per as the

pole outside the sleeve in full contact with the inside of the standard throughout the sleeve length a

nd

circumference. Extend the weld metal at the transverse joint to the sleeve, making the sleeve an integ

ral part

of the joint.

Make all welds continuous. Grind all exposed welds flush with the base metal, except fillet welds and

seam

welds on top of mast arms. Grinding the seam welds on 8

to 16

sided poles is not required.

Neatly round all exposed corners of the plates that make up the base assembly to a 1/8" radius and fin

ish

smooth all exposed edges. Provide shafts with slip

fitter shaft caps. Orient hand holes to face down

stream

of the traffic flow.

Furnish anchor bolts and nuts required for relocating existing poles.

Repair holes left in the shafts of existing poles, due to removal of equipment or mast arms, by weldin

g in

a suitable disk, grinding smooth, and painting as provided for repairing damaged galvanized surfaces i

n

Subsection 660

2.15.

Repair existing poles to be relocated or reused in place before repainting according to Subsection 660

2.16. Remove large dents, straighten shafts, and replace portions that are corroded or damaged. The

Engineer will determine the extent of repairs or replacements. The Department will pay for the repairs

or

replacements ordered as extra work according to Subsection 109

1.05.

Identify critical information for all poles and arms with visible permanent aluminum tags that contain

the

information shown in the following table. The measurements shown are for illustration purposes only. T

he

tags must be 1

1/2" by 3

1/4" for a 1

line message and 1

1/2" x 4" for a 2

line message. The letter size

must be 1/4 inch high and the spacing between the edge of the tag and text and between text must be 3/

8

inch.  Secure the tags with two 1/8 inch blind rivets at the base of poles and the underneath side of

mast

arms. If a signal mast arm extension is required, mark it with a tag with the same message as the sign

al mast

arm.

Signal Poles

MEASUREMENTS

TAG MARKINGS

1

.

Signal mast arm length

40 ft/30 ft

SMA 40/

SMA 30

2

.

Luminaire

mast arm length

15 ft/

15 ft

LMA

15/

LMA

15

3

.

Pole height

37 feet

PH 37

4

.

Intersection number (if more than

one)

pole number

1

P 4

5

.

Sum of Signal Mast Arm

Moments about centerline of signal pole

SM 4000/

SM 3200

6

.

Design Wind Speed

100 mph

DWS

100

Light Poles

a

.

Luminaire

mast arm length

15 ft/

15 ft

LMA

15/

LMA

15

b

.

Pole height

37 ft

PH 37

Signal Mast Arm

a

.

Mast arm length

40 ft

SMA 40

b

.

Intersection number (if more than one)

pole number

1

P 4

c

.

Sum of Signal Mast Arm

Moments about centerline of signal pole

SM 3740

d

.

Design wind speed

100 mph

DWS

100

Luminaire

Mast Arm

a

)

Mast arm length

18 ft

LMA

18

b

)

Pole number (if unique arm design)

P 4

Note:

Italics type indicates additional Tag Markings if poles have 2

luminaire

or 2 signal mast

arms.

660-2.05 CONDUIT.

Run electrical conductors in conduit, except for overhead wiring, wiring inside

poles, and when otherwise specified. Use galvanized conduit and fittings that are rigid metal type and

manufactured of mild steel or wrought iron conforming to UL Standard UL

6.

1

.

If called for in the Plans, use rigid non

metallic type conduit conforming to the UL Standard

UL

651. Where nonmetallic conduit is to be installed, use a rigid metal type conduit to run

between a load

center and the nearest junction box. Use conduit routing as noted or

detailed on the Plans; when it is not shown, use the routing as directed.

2

.

If conduit and fittings to be installed will be exposed to sunlight on the surfaces of poles or

in structures and foundations, use rigid metal type.

3

.

Thread and ream the ends of all conduits, whether shop or field cut, to remove burrs and

rough edges. Make cuts square and true so that the ends butt together for the full

circumference. Do not use slip joint or running threads for coupling conduit. When a

standard coupling cannot be used for coupling metal type conduit, use an approved

threaded union coupling. Where the coating on ferrous metal conduit has been damaged,

paint such damaged places with rust preventative paint.

4

.

Until wiring is started, cap all conduit ends with standard pipe caps or approved plug and

coupling combinations. When caps are removed, provide the threaded ends with approved

conduit grounding bushings.

5

.

Bury conduit at least 30 inches below the finished grade. However, under paved areas

behind a curb, bury the conduit at least 18 inches below the top back of curb or abutting

pavement, whichever is lower. See Subsection 660

2.01 for backfill requirements.

6

.

Install rigid metal conduit under existing pavements which are 30 feet wide or less by

jacking. Unless trenching is called for in the Plans, install conduits under existing pavements

greater than 30 feet wide by boring or drilling methods. If no item for boring is included in

the Plans, boring is subsidiary to other items of work.

7

.

When encountering obstructions during jacking or drilling operations, obtain approval and

cut small test holes in the pavement to clear the obstruction. Locate the bottom inside face

of the

borepit

no closer than the catch point of a 1V:1.25H slope from the edge of

pavement. Do not leave these pits unattended until the means of protection has been

approved.

8

.

Keep the bottom of trenches for non

metallic conduit relatively free of sharp irregularities

that would cause pinching and excessive bending of the conduit.

9

.

Ensure that the first 6 inches of backfill is free of rocks exceeding 1 inch maximum

dimension.

10

.

Terminate the conduit entering the bottom of concrete junction boxes with a 90 degree

sweep inside the box wall. Terminate conduit openings not less than 5 inches above the

bottom of all boxes, a minimum of 6 inches below the top of the Type IA boxes, and 12

inches below the top of Type II and Type III boxes. Extend conduits entering through the

junction box wall a minimum of 2 inches beyond the inside box wall, and ensure it is a

minimum of 6 inches above the bottom of the box.

11

.

Furnish foundations with conduits as shown on the Plans. Extend the conduits a maximum

of 2 inches vertically above the foundation and slope towards the

handhole

opening.

12

.

At low points in all conduit runs, install a drain and sump containing approximately two

cubic feet of coarse concrete aggregate material. Compact aggregate used for sump as

directed to prevent settlement of foundations, junction boxes, or adjacent improvements.

Place additional drains adjacent to all junction boxes and structures, regardless of the

method of conduit placement used. The drains must be a

inch hole drilled in the bottom

of the lower straight section of the sweep elbow. Prevent scraping of conductors by

deburring

drilled drain holes in conduit. Wrap the exterior of the hole with approved filter

cloth material and secure it as directed or approved by the Engineer.

13

.

Provide conduits for future use with grounding bushings, bonded to ground, and capped

with an approved plastic insert type plug. Install a polypropylene pull rope with 200

pounds minimum tensile strength in all conduits that are to receive future conductors.

Double back at least 2 feet of pull rope into the conduits at each end.

14

.

Mark all underground conduit with a continuous strip of polyethylene marker tape that is

4 mil thick and 6 inches wide. Mark the tape with a black legend on a red background and

bury it 9 inches (

3 inches) below the finished grade. Lay two strips of marker tape side

by

side under all road crossings.

15

.

Where new junction boxes are placed in existing rigid metal conduit runs, fit the conduit

with threaded bushings and bond them.

16

.

Seal the conduit leading to soffit, wall, or other lights or fixtures below the grade of the

junction box by using an approved sealing fitting and sealing compound.

17

.

Clean existing underground conduit without conductors to be incorporated into a new

system with a mandrel or cylindrical wire brush and blowout with compressed air.

18

.

Use conduit of larger size than shown on the Plans, when desired. If used, it must be for

the entire length of the run from junction box to junction box. Reducing couplings are not

allowed. Increase the size of the junction boxes and perform any additional work at the

foundations due to the use of larger size conduit, without extra compensation.

19

.

Conduits may require routing under or over existing culverts or storm drain systems and

other underground utilities with additional drains and aggregate sumps at the low spots.

20

.

When extending existing conduits or installing junction boxes in existing conduit runs,

extend the conduit into the proposed junction box or foundation using drains, elbows, and

bonding as required for new installations. When adjusting junction boxes, shorten or

lengthen existing conduits to meet clearance requirements. Complete extensions and

modifications to existing conduits using the same size and types of materials.

21

.

Cut off abandoned conduits flush with the inside wall or bottom of junction boxes.

660-2.06 JUNCTION BOXES.

Install junction boxes at the approximate locations shown on the Plans

or when a location is not specific, locate the junction boxes as directed. You may, at your expense, i

nstall

additional junction boxes to facilitate the work. Locate junction boxes so they are not in the roadway

,

sidewalk, or pathway surfaces. Where practical, place junction boxes shown in the vicinity of curbs

adjacent to the back of curb with their long dimension parallel to the curb. Do not locate junction bo

xes

in drainage collection areas.

Use junction boxes that are pre

cast reinforced concrete boxes of the sizes and details shown on the Plans.

All junction box lids shall be cast iron.

Emboss the word LIGHTING on the cover of all new junction boxes that contain only lighting or signal

power and lighting conductors. Emboss the word TRAFFIC on the cover of all other junction boxes.

Effectively ground the covers of all junction boxes with metal covers. Use a 3

foot tinned copper braid for

Type IA Junction Boxes and a 6

foot tinned copper braid for Type II and Type III Junction Boxes.

Bed the entire bottom of all junction boxes on coarse concrete aggregate material of a minimum depth o

f

18 inches

Place the top of junction boxes flush with the sidewalk grade or top of adjacent curb. When located in

an

unpaved section adjacent to a paved shoulder, locate the junction box 1 inch below the finished grade.

Install flush with the surface in paved areas. Adjust as directed the junction boxes located in areas

requiring

grading. Adjust junction boxes located in seeded areas to 2 inches below the surface.

Locate junction boxes immediately adjacent to the pole or fixture they serve with the following limita

tions:

1

.

300 feet maximum for any single cable conduit run or any conduit run that exclusively

contains 2 or fewer 2

conductor No. 12 loop lead

in cables.

2

.

400 feet maximum for a conduit run containing 1

25 pair or fewer No. 19s interconnect

cable.

3

.

190 feet maximum for any other conduit runs.

4

.

If the limitations require additional junction boxes, locate them on equal spacing subject to

the above limitations.

660-2.07 EXPANSION FITTINGS.

Install expansion fittings, as detailed on the structure plans, where

the conduit crosses an expansion joint in the structure.  Provide each expansion fitting with a bondin

g

jumper equivalent to a stranded, No. 6 AWG, copper wire, or equivalent copper braid.

Use expansion

deflection fittings that are waterproof and permit a 3/4 inch expansion and contraction and

a 3/4 inch deflection without deformation.

660-2.08 CONDUCTORS.

Use conductor sizes based on the American Wire Gage (AWG). Use sizes

that conform to the Plans or, when not shown, to Tables 660

1, 660

2, and 660

3.

Use insulated conductors made of

uncoated

, stranded copper that conforms to the specifications of ASTM

B 8. Use grounding conductors that are bare copper of the gage required by the NEC. They may be

stranded, solid, or braided.

Use conductors meeting the referenced specifications for the following purposes:

1

.

Control Cables.

Wire with signal cable conforming to

IMSA

20

1 all vehicular signal

heads, pedestrian signal heads, pedestrian push button detectors, flashing beacons,

hardwired local coordination and preemption devices, and photoelectric controls.

2

.

Power Conductors and Cables.

Use power conductors and cable that conforms to

ICEA

Publication No. S

66

524,

NEMA

Publication No. WC7, and UL Standards. Insulate

conductors with chemically cross

linked polyethylene that conforms to UL type

XHHW

or

XHHW

2. Use insulation that is rated for 600 volt operation. Use power cables that

contain an integral bare ground conductor.

a

.

Conductor insulation in cables consisting of three #8 AWG sized conductors shall

be colored black, white, and red.  Conductor insulation in cables consisting of

conductors larger than #8 AWG shall either be colored black, white, and red, or

be black with printed number

dentifying

each conductor per Insulated Cable

Engineers Association (

ICEA

), method 4.

b

.

Connect the telemetry cable to a Type No. 66B3

50 terminal block. Start the

wiring at the top with Pair No. 1. Connect the incoming cable from the computer

to the left side of the terminal block, and connect the outgoing cable to the next

intersection to the right side.

c

.

Terminate all spare conductors on terminal blocks.

d

.

Highway and sign illumination cable consists of insulated conductors with a low

density, high molecular weight polyethylene jacket and an integral bare ground

conductor.

e

.

Use power cables with conductors No. 6 AWG and larger that are PVC or

neoprene jacketed.

TABLE 660

1

CONDUCTOR TERMINATION TABLE

CONDUCTORS

PER CABLE

CIRCUIT

WIRE

COLOR

AWG.

NO.

BAND

LEGEND

5

Vehicle Red

Vehicle Yellow

Vehicle Green

Common Neutral

Spare

Red

Orange

Green

White

Black

14

Head No.

7

Vehicle Red Arrow

Vehicle Yellow

Arrow

Vehicle Green

Arrow

Common Neutral

Spare

Spare

Spare

Red

Orange

Green

White

White/Black

Black

Blue

14

Head No.

7

Vehicle Red

Vehicle Yellow

Vehicle Green

Common Neutral

Spare

Vehicle Yellow

Arrow

Vehicle Green

Arrow

Red

Orange

Green

White

White/Black

Black

Blue

14

Head No. (s)

5

Pedestrian Don

t

Walk

Pedestrian Walk

Common Neutral

Spare

Spare

Red

Green

White

Orange

Black

14

Head No.

5

Photo Electric

Control

Load to

Contactor

Neutral

Spare

Spare

Black

Red

White

Orange

Green

14

PEC

2

Pedestrian

Pushbutton

Neutral

Black

White

14

Head No.

Locat

ed Under

2

Flashing Beacon

Neutral

Black

White

14

Head No.

2

Preemption

Neutral

Black

White

14

PRE

3

Highway

Luminaire

Highway

Luminaire

Highway

Luminaire

Spare

Black

Red

White

8 or 6

Circuit No.

Circuit No.

3

Service to Controller

Neutral

Spare

Black

White

Red

6

SIG

No Band

No Band

3

Sign

Luminaire

Sign

Luminaire

Sign Spare

Black

Red

White

8

SIGN

SIGN

TABLE 660

2

INTERCONNECT TERMINATION TABLE

TELEMETRY CABLE:

Type PE

39, No. 19 or No. 22 AWG, Solid Copper, as noted

on the Plans or in the Special Provisions.

PAIR No.

COLOR

PAIR

No.

COLOR

PAIR No.

COLOR

1

Blue

White

9

Brown

Red

17

Orange

Yellow

2

Orange

White

10

Gray

Red

18

Green

Yellow

3

Green

White

11

Blue

Black

19

Brown

Yellow

4

Brown

White

12

Orange

Black

20

Gray

Yellow

5

Gray

White

13

Green

Black

21

Blue

Violet

6

Blue

Red

14

Brown

Black

22

Green

Violet

7

Orange

Red

15

Gray

Black

23

Green

Violet

8

Green

Red

16

Blue

Yellow

24

Brown

Gray

25

Gray

Violet

HARDWIRE

CABLES:

IMSA

Type 20

1, (2) 7

condutor

No. 14 AWG

Cable No. 1

Cable No. 2

Circuit

Color

Circuit

Color

Cycle 2

Green

Offset 1

Green

Cycle 3

Orange

Offset 2

Orange

Cycle 4

Red

Offset 3

Red

Free

Blue

Split 2

Blue

Common

White

Common

White

Spare

Black

Spare

Black

Spare

White/Black

Spare

White/Black

f

.

If conductors in controller cabinets carry the full signal load circuit, use No. 10

AWG or larger. Use orange conductors from the flash transfer relay used for

emergency flash programming.

g

.

Wire all cabinets with conductors sized to handle the amperage drawn under full

cabinet use.

h

.

Use illumination tap conductors that run from the fused disconnect kit in the pole

base to the

luminaire

that are No. 10 AWG.

3

.

Detector Loops.

Use conductors for detector inductive loops that are

IMSA

Specification

51

5, No. 14 AWG.

4

.

Loop Lead

in Cables.

Loop lead

in cable is the cable that runs from the loop detector to

the loop detector field terminals in the controller cabinet.

Use multiple pair loop lead

in cable that consists of 6 twisted pair, stranded No. 18 AWG

tinned copper wire with polypropylene insulation, covered with an aluminum foil shield,

stranded copper drain wire, and an overall PVC or PE jacket. Use cable that is rated at

300 volts.  Furnish cable with colored pairs that match those specified in Table 660

3.

5

.

Telemetry Cable.

Use interconnect cable that consists of solid copper conductors of the

number of pairs called for in the Plans meeting the requirements of Rural Utilities Service

(formerly the Rural Electrification Administration (

REA

) specification PE

39 for filled

telephone cables. The shield may be either copper or aluminum.

The three conductor #20 AWG cable shown in the plans will be used in an optically activated preemption

system.  Use cable sheathed in a black PVC jacket that includes three #20 AWG insulated conductors,

and a #20 AWG wire drain enclosed within an aluminized polyester shield.  All conductors shall be

stranded, individually tinned copper.  The cable shall contain one yellow, one blue, and one orange

insulated conductor.  Use insulation that is rated for 600 volt operation, suitable for direct bury, i

nstallation

in a conduit, and direct exposure to the atmosphere.  Use Minnesota Mining and Manufacturing 3M #138

Opticom

cable or approved equal.  Use cable runs that are long enough to reach the end of their respective

signal pole mast arms in which they run and have an additional 8 feet of cable neatly coiled inside th

e

controller cabinet.

660

2.09 WIRING.

Do not splice conductors in fixtures and cabinets, but cable them together with self

clinching nylon ties. Attach all conductors, including spares, to terminal blocks with

spade

type terminal

lugs. Furnish additional terminal blocks if enough locations are unavailable in existing terminal bloc

ks.

Do not pull conductors into conduit until junction boxes are set to grade, crushed rock sumps are inst

alled,

grout is placed around the conduit, and metal conduits are bonded to ground.

1

.

Pull conductors by hand or by approved commercially built cable

pulling equipment that

is specially designed for that purpose. Do not pull cable by any other means. Equip the

cable pulling device with a force limiting circuit and force gauge.

2

.

Use wire

pulling lubricant when placing the cables and conductors in conduit. Do not allow

the tension of the wire or cable to exceed the manufacturer

s recommend allowable tension

for the conductor or cable.

3

.

When adding new conductors to a conduit with existing conductors, remove all conductors

and clean the conduit with a mandrel or brush. Pull both old and new conductors through

as a unit. In a new installation, pull all conductors through the conduit as a unit.

4

.

Leave at least 12 inches of slack in the bottom of each signal or combination signal and

lighting pole of each signal conductor or cable.  Neatly leave at least 3 feet of slack

illumination and signal conductor or cable curled up in the bottom of each junction box or

splice location.

5

.

Separate the neutral for pedestrian push button circuits from the signal light circuit neutral.

6

.

Run all signal and feeder conductors continuously without splices from a terminal block

located in a cabinet, compartment, or signal head, to a similarly located terminal block.

When modifying an existing signal system, splice existing conductors (cables) to new

conductors (cables) as required to complete the signal,

opticom

, and interconnect systems.

Make splices only in pole bases, signal terminal compartments, or the controller cabinet.

7

.

Route highway illumination cable through each lighting pole designated for connection to

that cable

s circuit. Only make splices for illumination cable branching in junction boxes.

Join the individual conductors by using non

insulated, overlap type pressure connectors.

Insulate with mastic

lined heat shrink tubing or 2 layers of one

half lapped UL listed

electrical tape. Do not use wire binding screws, studs, or nuts. Stagger splices to minimize

the overall diameter.

8

.

Run loop lead

in cable continuously without splices from the controller cabinet to the

curbside detection junction box nearest the loop being spliced to the lead

in cable. Splice

the loop(s) to the lead

in cable by soldering at the junction box and encapsulating in a

waterproof splice kit.

9

.

When multiple pair loop lead

in cables are specified, solder each detector loop to an

individual shielded pair. Run each pair, without splices, to the terminal block in the

controller assembly. Make all series connections to the curbside detection junction box

nearest the loop being spliced to the lead

in cable. At a splice location, remove a short

section of the cable jacket and only cut the shielded pairs dedicated to the loops being

spliced. Splice loops according to Table 660

3.

TABLE 660

3

MULTIPLE PAIR LOOP LEAD

IN COLOR CONNECTION SCHEDULE

PAIR

No.

COLOR

LOOP*

1

Re/Black

First Loop

2

Blue/Black

Second Loop

3

White/Black

Third Loop

4

Green/Black

Fourth Loop

5

Brown/Black

Spare or Fifth Loop

6

Yellow/Black

Spare of Sixth Loop

*

The First Loop is the loop first encountered by approaching traffic, the Second Loop is the

next loop encountered and so on as traffic approaches the intersection.

10

.

Maintain the electrical isolation between shields and do not allow the drain wires to come

in contact at any point other than the ground bus in the cabinet. Tie all drain wires to the

ground bus at the controller cabinet. Connect loops calling different phases to separate

lead

in cables. Insulate the soldered connections with mastic

lined heat shrink tubing or 2

layers of one

half lapped UL listed electrical tape. Solder all spade lug crimp connections

in the detector loop circuits for additional security.

11

.

Encapsulate illumination cable conductor splices and loop lead

in cable splices (single pair

or multiple pair) in a rigid, 2

piece, transparent, snap together, plastic mold specifically

designed for each splice type.

12

.

Use molds with dimensions suitable for the splice, to encase the cable jackets, to be rated

for 600 volts, and have fill and vent funnels for epoxy resin. Fill the splice mold bodies with

epoxy resin that is resistant to weather, aromatic and straight chain solvents, and that will

not sustain combustion. When filling the mold bodies of loop lead

in and telemetry cable

splices, use a compound that provides re

entry capabilities.

13

.

Permanently identify all cables and single wire conductors by labeling all pole bases and

cabinets, at each detector loop tail/lead

in cable and illumination cable splices, and in

junction boxes adjacent to lighting and signal poles. When modifying an existing system,

label all new and existing lighting cables/conductors with circuit numbers at locations noted

above. If the existing circuits are not identified, the Engineer will provide the required circuit

numbers.

14

.

Make identification labels that are legible with an indelible, alphanumerical legend and have

self adhesive strips secured under clear heat shrink tubing, or other approved method. The

legends must conform to Tables 660

1, 660

2, and 660

3.

15

.

Terminate the control and power cables as shown in Table 660

1.

660-2.10 FUSED SPLICE CONNECTORS.

Install a fused, quick disconnect, splice connector

between the line and

luminaire

ballast tap conductors in the base of every pole equipped with a

luminaire

.

Use a connector that is weather tight and has two halves: a single

unit line side socket and a load

side plug.

Attach the conductors to the connector halves with setscrew type pressure connectors. Provide the plug

and socket assembly so that the fuse remains in the load side plug without exposing live metal parts w

hen

the connector separates and the coil springs are not included in the current carrying circuit.

Use fuses that are 5 ampere, midget (13/32" x 1

1/2") ferrule type with a fast acting current limiting (

KTK

type) design.

Make the fused connectors readily accessible from the

handhole

. Install tap conductors to prevent slack

when their ends touch the top of the foundation.

660

2.11 BONDING AND GROUNDING.

Make the following mechanically and electrically secure:

metallic cable sheaths, metal conduit, non

metallic conduit grounding wire, ballast and transformer cases,

service equipment, sign switches, metal poles, and pedestals. These items must form a continuous syste

m

and be grounded. For bonding and grounding jumpers, use copper wire or copper braid of the same cross

sectional area as No. 8 AWG for all systems.

Install a bare, No. 8 AWG, copper conductor in all conduit as the grounding conductor. Attach groundin

g

conductors to each end of the metal conduit using insulated throat grounding bushings. Leave 1 foot of

slack

between each grounding bushing. Allow clearance for bushings when installing conduits in foundations.

Where wire is pulled and reinstalled in existing conduits, the bare No. 8 AWG copper wire shall also b

e

installed.  Where conduits are installed for future conductors, the above mentioned copper wire may be

omitted.

Bond slip

base type standards and pedestals by using 2 conductors from the conduit, one attached with

a ground rod clamp to an anchor bolt and the other connected to the lower portion of the shaft. Bond

standards with frangible coupling type bases by attaching one conductor from the conduit to the lower

portion of the shaft. Use conductor from the conduit to the shaft that is 4

foot long.

Ground one side of the secondary circuit of a transformer.

Ground the metal conduit, service equipment, and neutral conductor at service point as required by the

Code and the serving utility, except that grounding electrode conductor must be No. 6 AWG, or equal.

All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall

be

UL listed.  Grounding bushings shall be the threaded type.

The Contractor shall install a bare No. 8 AWG copper wire in all non-metallic and metallic type condui

ts,

the bare No. 8 AWG copper wire shall also be installed.  Where conduits are installed for future

conductors, the above mentioned copper wire may be omitted.

Replace any missing conduit and junction box lid grounding bonds in existing junction boxes.

A ground rod shall be installed in the foundation access spare of the 2 piece- vault style traffic si

gnal

controller cabinet foundation.  The traffic signal controller cabinet shall be connected to this groun

d rod.

(7/17/96)

R215

660-2.12 WOOD POLES.

Use wood poles for service or temporary installations of the class shown on

the Plans or as specified in the Special Provisions.

Do not use poles that have more than 180 degrees twist in grain over the full length. Ensure that the

sweep

is no more than 4 inches. Place the poles in the ground to at least 6 feet deep. For service poles, us

e poles

that are 25 feet long.  For other poles, use poles that are 35 feet long.

After setting each wood pole in the ground, backfill the space around the pole with selected earth or

sand,

free of rocks 4 inches or larger, or deleterious material. Place in layers approximately 4 inches thic

k and

thoroughly compact with mechanical tampers.

Use mast arms and tie rods for wood pole installations that conform to Subsection 660

2.04, and to the

details shown on the Plans. Provide each mast arm with an insulated wire inlet and wood pole

mounting

bracket for mast arm and tie rod cross arm.

Provide overhead equipment a minimum vertical clearance of 18 feet from bottom of equipment to the

pavement.

Pressure

treat wood poles, that are not to be painted, after fabrication. Use creosote,

pentachlorophenol

(oil borne), or copper

naphthenate

(oil borne) as provided in Section 714. Where it is impractical to obtain

the specified retention because of the character of the wood in the charge, treat to refusal. Determin

e the

retention either by gauge or scale readings or by assay.

660-2.13 SIGN SWITCHES.

Provide a

NEMA

3R non

fused disconnect switch as shown on the Plans

for each sign illumination installation.

660-2.14 FIELD TESTS.

Before acceptance of the work, perform the following tests on all electrical

systems under this Section, in the presence of the Engineer. Replace or repair at your expense, and in

an

approved manner, any faults in material or any part of the installation revealed by these tests. Repea

t the

same test until no fault appears.

1

.

Continuity.

Test each circuit for continuity.

2

.

Grounds.

Test for grounds in each circuit by physically examining the installation to ensure

that all required grounding bushings, bonding jumpers, and ground rods have been installed

and are mechanically firm.

3

.

Insulation.

Perform a megohm test on each circuit, between circuits, and between the

circuit and a ground. Ensure the insulation resistance is not less than 100 megohms or the

minimum specified by the manufacturer, measured at 500 volts DC. Disconnect all lamps

and magnetometer sensing probes prior to the

megger

test. Document these tests in writing,

for each circuit, and submit to the Engineer prior to acceptance of the system.

4

.

Circuit.

Energize every signal indication circuit with lamps installed before installing the load

switches.

5

.

Functional.

Perform the following tests on each signal and lighting system after all of the

component circuits have satisfactorily passed the tests for continuity, grounding, insulation

integrity and circuitry.

a

.

Perform the functional test for each new traffic signal system by running at least 24

hours of flashing operation, followed by not less than 5 days of continuous,

satisfactory operation. You may omit the flashing portion of the test for a modified

signal system or if there was an existing signal maintained at this location during the

construction activity.

The Engineer and the final owner of the signal system will determine if the flashing

operation will be required. If the system performs unsatisfactorily, correct the

condition and repeat the test until the system runs for 5 days with continuous

satisfactory operation.

Do not start signal functional tests on a Friday, Saturday, Sunday, a legal holiday,

or the day before the legal holiday.

Initially turn on the system between 9:00 a.m. and 2:00 p.m. Before turning it on,

ensure all equipment is installed and operable. This includes, but is not limited to,

pedestrian signals and push buttons; signal face

backplates

and visors; vehicle

detectors; highway lighting; and all regulatory, warning, and guide signs. Aim all

signal faces as required by Subsection 660

3.08.

b

.

Perform the functional test for each highway lighting system and sign illumination

system until the systems burn continuously 5 days without the photocell, followed

by a 5

day operational test using the photocell.

c

.

Perform the functional test for each flashing beacon system for not less than 5 days

of continuous, satisfactory operation.

d

.

Make a continuous 5

day burning test on each pedestrian overcrossing and

undercrossing

lighting system before final acceptance.

A shut down of the electrical system due to a power interruption does not

constitute discontinuity of the functional test if the system is functional when the

power is returned.

660-2.15 GALVANIZING.

Hot

dip galvanize steel poles, mast arms, pedestals, and posts, in

conformance with AASHTO M 111. Use only the dry kettle method of fluxing for high tower poles.

Submerge each component in the galvanizing kettle in one dip.

Hot

dip galvanize all anchor bolts, nuts, washers, tie

rods, clamps, and other miscellaneous ferrous parts

in conformance with AASHTO M 232. After galvanizing, ensure that the bolt threads accept galvanized

standard nuts without requiring tools or causing removal of protective coatings.

Galvanize rigid metal conduit in conformance with AASHTO M 232.

Repair damage to galvanized coatings in conformance with AASHTO M 36.

660-2.16 PAINTING.

Use paint materials for electrical installations that conform to the provisions of

Subsection 708

2.01.

1

.

New Equipment.

a

.

Use signal heads, signal head mountings, brackets and fittings, outside of visors,

pedestrian push button housings, pedestrian signal head housings and visors, and

back faces of back plates that are factory finished with 2 coats of dark olive green

enamel. Painting is not required where the color is an integral part of the

component material.

b

.

Use signal visor interiors, louvers, and front faces of back plates that are factory

finished with 2 coats of flat black enamel.

c

.

After erection, examine all exterior surfaces for damage. Clean and spot

coat the

damaged surfaces with primer and finish coat.

d

.

Apply 2 factory finishing coats of aluminum paint to the outside of the controller

cabinets. Paint the interior surfaces of the controller cabinet with 2 factory finish

coats of a suitable white exterior grade paint.

e

.

Highway

luminaires

shall be factory textured finished with a minimum of 100

microns coating of  electrostatically applied polyester powder.  Color shall match

new

luminaire

poles.

f

.

Highway

luminaire

poles, arms, and base plate cover shall be factory coated with

a minimum of 100 microns coating of an electrostatically applied powder

coat

finish over hot dip galvanizing.

Color:

Cobalt Blue (RAL 5013).

2

.

Reused Equipment.

a

.

Paint existing non

galvanized, damaged equipment in the field, including State

furnished equipment. Wash the equipment with a stiff bristle brush using a solution

of water containing 8 cc of heavy

duty detergent powder per liter. After rinsing,

wire brush all surfaces to remove all poorly bonded paint, rust, scale, corrosion,

grease, or dirt. Remove any dust or residue remaining after wire brushing before

priming.

b

.

You may use factory or shop cleaning methods for metals if equal to the methods

specified herein.

c

.

Immediately after cleaning, coat all bare metal with pre

treatment, vinyl wash

primer, followed by 2 prime coats of zinc chromate primer for metal.

d

.

Give signal equipment, excluding standards, a spot

finishing coat on newly primed

areas, followed by 1 finishing coat over the entire surface.

e

.

Give

ungalvanized

standards 2 spot

finish coats on newly primed areas.

You may apply all paint coats either by hand brushing or by approved spraying machines. Perform the

work in a neat and workmanlike manner. The Engineer reserves the right to require the use of brushes f

or

the application of paint, should the work done by the paint spraying machine prove unsatisfactory or

objectionable.

Repair galvanized equipment with rusted areas as provided for in Subsection 660

2.15.

660-3.01 CONTROLLER ASSEMBLIES.

Prepare each solid

state, traffic controller assembly to

operate various traffic signal devices as shown on the Plans. The controller must provide right

of

way,

clearance, and other indications using duration and sequence as determined by preset programming.

Details of operation for the complete controller assembly must be according to the traffic phases;

preferential phase sequence and concurrence; signal indications; signal indication sequence; detection

requirements; and other details shown on the Plans or as specified herein.

All controller assemblies must conform to the requirements of

NEMA

Standards Publication No. TS 1

1989, Traffic Control Systems, and designated sections of

NEMA

Standards Publication No. TS 2

1992,

Traffic Controller Assemblies.

Use non

incandescent indicators for all electronic devices covered under Subsections 660

3.02 through

660

3.04.

660-3.02 CONTROLLER UNIT

1

.

Actuated Controller Units. Actuated Controller Units must conform to the

NEMA

Standards

Publication No. TS 1

1989, Traffic Control Systems, Section 13 Interface Standards for Advance

Two

Phase through 8

Phase Solid

State Traffic Controller Units and Section 14, Definitions and

Physical and Functional Standards for Advance Two

Phase through 8

Phase Solid

State Traffic

Signal Controller Units of the Vehicle

Actuated Type, and the following modifications:

a

.

Use single ring 4 phase or dual ring 8 phase controller units as shown on the Plans.

b

.

Make dual ring controller units user

programmable for dual entry and single

entry

operation.

c

.

TS 1

1989,Traffic Controller Systems, 14.3.7.2 Overlap Programming. Delete 1. in its

entirety and substitute the following:

Means optional to the manufacturer, providing the function is field programmable without

the use of external tools or devices, or.

Controller unit shall be compatible with the existing computerized traffic control system.

660

3.03 STANDARD AUXILIARY EQUIPMENT.

Furnish and install the following auxiliary

equipment:

1

.

Solid State Flasher.

Use a

NEMA

Type III flasher unit that conforms to

NEMA

Standards

Publication No. TS 2

1992, Traffic Controller Assemblies, Section 6.3 Solid State Flashers.

2

.

Three

Circuit Solid State Load Switches.

Use load switches that conform to

NEMA

Standards

Publication No. TS 2

1992, Traffic Control Systems, Section 6.2 Three Circuit Solid State Load

Switches and as a minimum be supplied with Light Emitting Diode indicators on the DC input

circuitry. The load switch must have 3 independent switching circuits, each being an individually

replaceable solid state module.

3

.

Conflict Monitors.

a

.

Use conflict monitors that are

NEMA

Type 12 with 12 fully programmable input channels.

b

.

Furnish and install a low impedance device external to the unit between the input and AC

(Common) if the circuit connected to the sensing input of the unit exhibits high impedance

characteristics caused by dimmers or burned

out lamps.

c

.

Use a unit that verifies each yellow change interval for a minimum display period of at least

2.7

0.1 seconds. The yellow change interval is the time which the yellow field terminal

input is active. When the minimum yellow change interval is not satisfied, the conflict

monitor must transfer the output relay contacts to the fault condition.

4

.

Flash Transfer Relay.

Use flash transfer relays that meet the requirements of

NEMA

Standards

Publication No. TS 2

1992, Traffic Controller Assemblies, Section 6.4 Flash Transfer Relays.

660-3.04 SPECIAL AUXILIARY EQUIPMENT.

Furnish and install the following special auxiliary

equipment when called for on the Plans and/or Special Provisions:

1

.

Inductive Loop Detectors.

Provide inductive loop detectors that conform to the requirements of

NEMA

Standards Publication No., TS 1

1989, Traffic Controller Systems, Section 15, Inductive

Loop Detectors.

2

.

Local Coordination Units.

Provide local coordination units that are solid

state, utilizing digital

timing. The units must be compatible with existing master systems.

a

.

Controls.

Each coordination unit must provide the following minimum supervisory control

of the local controller unit:

(

1

)

3 cycles

(

2

)

3 offsets for each cycle

(

3

)

Free Call results in independent operation of the local controller unit

(

4

)

3 permissive periods

(

5

)

3 split selections

(

6

)

Short direction offset seeking

(

7

)

Call to non

actuation during coordinated operation

b

.

Cycle.

Adjustable over a minimum range of 40 to 150 seconds in a maximum of 5 second

increments.

c

.

Offsets.

Selectable as a percentage of the cycle length in 1% increments from 0% to 99%,

or in 1 second increments.

d

.

Free Call.

By suitable connections at the local controller, the effect of

Free Call

may be

omitted. In this case, when the System Master calls for free operation, the local

coordinating unit must operate to provide the shortest cycle and the associated average

offset.

e

.

Permissive Periods

(

1

)

First Vehicle Permissive. During this period, the coordinator must yield the

controller to the selected, non

actuated phase(s). The end of this period must be

capable of being set at any 1% or 1 second interval.

(

2

)

First Pedestrian Permissive. This period may be of fixed duration and must start

concurrently with the First Vehicle Permissive. It must terminate no more than 7%

later. During this period, the coordinator must yield the controller to the selected,

non

actuated vehicle plus pedestrian phase(s).  When the coordinator yields to a

vehicle during this period, the associated phase must be inhibited until the following

cycle.

(

3

)

Second Vehicle Permissive. Both the start and end of this cycle must be capable

of being set at 1% or 1 second increment of the cycle. During this period, the

controller must respond to pedestrian and vehicle calls, for the pre

selected

phases.

f

.

Force Offs

(

1

)

Equip the coordinator with 2 independent, ring

related, force off functions.

(

2

)

The force off function must cause the local controller to terminate the right

of

way

of the appropriate phase.

(

3

)

Force off points must be selectable to any 1% or 1 second increments of the cycle.

g

.

Offset Seeking

The coordination unit must seek any new offset in the shortest direction

at a rate not to exceed 20 percentage points per cycle.

h

.

Call to Non

Actuation

The coordinator must provide an output that may be used to

energize the call to non

actuation and inhibit the maximum termination inputs to the local

controller.

i

.

Connectors

Provide a front panel mounted, MS

type connector for all input/output

circuit connections.

3

.

System Modem/Interface Unit.

Supply a system modem/interface unit assembly that is compatible

with the existing computerized traffic control system.

4

.

Preemption Units.

Provide preemption units that are solid

state with digital timing. Equipment must

be shelf

mounted, with a front panel MS

type connector. Design preemption equipment to use the

controller functions and timing capabilities to the maximum extent. Installing the preemption

equipment must not alter the internal wiring of the controller unit. The preemption units may be an

integral part of the controller unit.

5

.

Special Logic

.

a.

Use special logic circuits that are solid

state with digital timing.

b.

Build solid

state logic or timing circuits (external to the controller unit) on edge

connected,

plug

in, printed circuit boards. Build up logic circuits by plugging logic circuit boards into

wired connectors.

When using 5 or less plug

in logic circuit boards, install the circuit board connectors in a

chassis or rack mounted on a cabinet wall. Provide MS

type connectors to permit removal

of the chassis or rack without

unsoldering

connections or removing wires or cables from

the cabinet.

When using more than 5 plug

in logic circuit boards, install the circuit board connectors

on a chassis designed for shelf mounting.  Provide this chassis with a Type MS connector.

It must be shelf

mounted.

c.

Obtain approval when using special logic circuits before the controller cabinet and

equipment are fabricated by the supplier.

6

.

Opticom

Priority Control System

.  Install the following components of the 3M Company's

Opticom

Priority Control System in accordance with 3M's written installation instructions at each signalized

intersection listed on the plans.  During signal preemption, the controller unit rather than the phase

selector or auxiliary logic shall perform all interval timings, signal sequences, and phase skips.

a.

Install the quantity of model 711, 721, or 722 Optical Detectors on the traffic signal pole

mast arms as shown on the plans.  Before installing the Optical Detectors, gain approval

of their final lateral location on the mast arms from the Engineer.  See the plans for

installation details.

b.

Install Model 138 Optical detector lead-in cable and a three con-ductor #14 AWG signal

cable between each optical detector and the controller cabinet. Furnish enough slack in

these cables for them to extend 2 feet beyond the end of each signal mast arm and to leave

10 feet of slack in the controller cabinet.

Before attaching the conductors to the optical detector, strip the insulation from the

conductors in the Model 138 cable and attach all four conductors to ground in the

controller cabinet.  Attach the signal cable to the confirmation light.  The Municipality of

Anchorage's Signal Maintenance Section will make final terminations of the conductors in

the controller cabinet under Item 660(26), Signal System Timing and Adjustments.

c.

Furnish each controller assembly with a Model 754 phase selector, a Model 760 card

rack, and an

Opticom

Panel Assembly, U.S. Traffic Corporation part number 103303,

which interfaces the card rack to the controller cabinet.

1)

Furnish new controller cabinets with these parts installed by the controller

assembly manufacturer; and

2)

When retrofitting existing controller cabinets, deliver these parts to the Municipality

of Anchorage's Signal Maintenance Section.  They will install these parts under

Item 660(26), Signal System Timing and Adjustments.

7

.

Traffic Logging System

.  Furnish a Detector Systems

TLS

-1-C1 interface cable for each controller

cabinet to connect the unit to the output of the loop detector units.  The Municipality of

Anchorage's Signal Electronics Section will install the interface cable in the controller cabinets

under Item 660(26), Signal System Timing and Adjustments.

660-3.05 CONTROLLER CABINET.

Use a controller cabinet that meets the requirements of

NEMA

Standards Publication No. TS 2

1992, Traffic Controller Assemblies, Section 7, Cabinets and

NEMA

Standards Publication No. TS 1

1989, Traffic Control Systems, Section 10, Terminals and Facilities.

1

.

Standard Features.

Supply the following standard features:

a

.

Cabinet Lock.

Use a cabinet that has a main door equipped with a construction core lock.

The lock must accept a Best

CX

series core that will be installed by the State after the

contract is complete.

b.

Cabinet Ventilation.

1

.

Furnish the fan and cabinet vent with internally mounted metal covers that are

fabricated to close off the flow of air during winter operation.

2

.

Equip the cabinet with a selectable, 750/1500

watt cabinet heating device. The

heating device must have a remote air

sensing thermostat. The contacts must be

rated 20 amps, 120 volts.

Construct the thermostat so that contacts close on descending temperature and are

adjustable between

18

C and

1

C

3

C. The contacts must open on rising

temperatures of 9

C above the closing temperature. The adjustment must have

an indicating pointer.

Connect the thermostat in series with an electrical resistance heater and blower

fan. The blower fan must be rated for continuous duty. The heater and fan must be

connected in parallel and rated 120 volts, 60 Hertz. Mount the unit in the

horizontal position at a location beneath the lowest shelf.

Do not block the air intake or outlet. Provide the unit with a

SPST

manual

override switch that bypasses the thermostat to enable the fan and heater to

operate at warmer temperatures.

c.

Cabinet Wiring

.

1

.

Neatly arrange the wiring within controller cabinets to conform to the requirements

of Subsections 660

2.08 and 660

2.09.

Wire and equip all controller cabinets to handle the full capacity of the controller

and cabinet configuration (see

NEMA

TS 1

1989, Traffic Control Systems,

Section 10, Table 10

2 Wired Sockets) specified on the Plans or Special

Provisions. A 4

phase controller must use configuration 4, and an 8

phase

controller must use configuration 8.

Equip the cabinet with all required control and auxiliary equipment connecting

cables to operate the phases and detection indicated on the Plans, including future

use.

Size all wiring, switches, surge protectors, flash relays, flashers, etc., to handle the

necessary amperage required under full cabinet use. The wires that run from the

flash transfer relay used for emergency flash programming must be colored orange.

2

.

Intersection flash operation must be programmable by rearranging interconnecting

jumpers between the load switches, flash transfer relays, and field signal wire

terminal blocks. Make these changes by moving the jumpers at the terminal

blocks.

3

.

Field Terminal Blocks.

a.

Provide 2 or more insulated terminal blocks for terminating field

conductors. Provide each block with 12 poles with 10

32 screw type

terminals and 10

32x3/8" screws. Use a terminal block that is a barrier

type with removable shorting bars in each of the 12 positions and with

integral

type marking strips. Terminate all conductors to a terminal block.

b.

Terminate conductors from the controller unit in ring

type terminal lugs or

solder them to a through panel solder lug on the rear side of the terminal.

Terminate all other conductors in spade

type terminal lugs.

c.

Do not bring more than 3 conductors to any one terminal. Two flat metal

jumpers, straight or U shaped, may also be placed under a terminal screw.

Fully engage at least 2 full threads of all terminal screws when the screw

is tightened. Do not extend live parts beyond the barrier.

d.

Where providing interconnect cable, terminate all conductors on individual

terminals.

e.

Include a 16

position neutral terminal bus bar on each side of the cabinet.

f.

Use terminal blocks with nickel, silver, or cadmium plated brass binder

head screw terminals.

g.

Terminal blocks rated 1,000 volts, RMS maximum, 20 amperes, may be

provided for connecting cables from the controller unit and conductors

from the external solid

state logic circuits.  Secure conductors to the

terminal blocks with 6

32x1/4" binder head screws.

h.

Install field terminals on a channel support running from one side of the

door opening to the other.  Orient terminals under the front edge of the

shelves such that a screwdriver may be used straight in from the door

opening.  Install terminals a minimum of 6 inches above the foundation.

d.

Cabinet Accessories.

See

NEMA

Standards Publication No. TS 2

1992, Section 5

Terminals and Facilities, Figure 5.4.2

1 Cabinet Power Distribution Schematic for items

(1) through (5).

1

.

Disconnecting Means.

a.

Main circuit breaker must be a single pole, 50 ampere, 10,000 amperes

interrupting capacity for 8 phase cabinets or a single pole, 30 ampere,

10,000 amperes interrupting capacity for 4 phase cabinets.

b.

Auxiliary circuit breaker(s) must be single pole, 20 ampere, 10,000

amperes interrupting capacity to provide protection for fan, heater, light

and convenience outlet(s).

The rating of the main disconnect means with

overcurrent

protection must be not

less than 125% of the maximum anticipated continuous load. When using

disconnecting means, use the

trip

indicating trip

free

type.

2

.

Signal Bus.

Connect the signal bus to the incoming AC line through a signal bus

mercury

contactor

and an

overcurrent

protection device. Energize the signal bus

mercury

contactor

to provide power to the signal bus. The current rating of the

signal bus mercury

contactor

must be at least the current rating of the main

overcurrent

protection device.

3

.

AC Service Transient Suppression.

Connect the transient suppression device for

the primary feed of the cabinet on the load side of the cabinet

overcurrent

protection device.  The transient voltage suppression device connected to the

controller power circuit must provide protection against voltage abnormalities of

1 cycle or less duration. The suppressor must be solid state high energy circuit

containing no spark gap, gas tube, or crow bar component.  The current rating of

the device must be 15 amps minimum. The device must provide transient

protection between neutral and ground, line and ground, as well as line and neutral.

If the protection circuits fail, they must fail to an open circuit condition. The device

must meet all requirements of UL standard 1449. The suppressed voltage rating

must be 600 volts or less when subject to an

impluse

of 6,000 volt, 3,000 amp

source impedance, 8.0/20 microsecond waveform as described in UL 1449. In

addition, the device must withstand, without failure or permanent damage, one full

cycle at 264 volts RMS. The device must contain circuitry to prevent self

induced

regenerative ringing. There must be a failure warning indicator light which must

illuminate when the device has failed and is no longer operable. The transient

suppression device must withstand a 20,000 ampere surge current with a 8x20

microsecond (time to crest x time to second

halfcrest

) waveform 20 times at 3

minute intervals between surges without damage or degradation to the suppressor.

Output voltage must not exceed 500 volts at any time during the test. Use a device

that is a solid state, high

energy circuit with no spark gap, gas tube, or bar

component.

4

.

Radio Interference Suppression.

Equip each traffic cabinet, flasher, and other

current interrupting device with a suitable radio interference suppressor installed

at the input power point. Install the radio interference suppressor after the AC

service transient suppression unit described in Subsection 660

3.05.1.d.(3). It

must provide a minimum attenuation of 50 decibels over a frequency range from

200 kilohertz to 75 megahertz, when used with normal installations.

The interference suppressor must be hermetically sealed in a substantial metal case

filled with suitable insulating compound. Terminals must be nickel

plated, 10

24

brass studs of sufficient external length to provide space for connecting two No.

8 conductors and must be so mounted that the terminals cannot be turned in the

case. Ungrounded terminals must be properly insulated from each other and must

maintain a surface leakage distance of not less than 1/4 inch between any exposed

current conductor and any other metallic part, with an insulation factor of 100 to

200 megohms dependent on external circuit conditions.

The radio interference suppressor must have a current rating equal to, as a

minimum, the rating of the main disconnect means as specified in Subsection 660

3.05.1.d.(1). It must be designed for operation on 120 volts, 60 hertz, single phase

circuits and be UL and EIA compliant.

Connect the ground connection of the radio interference suppressor only to AC

neutral. Do not connect to Earth Ground directly.

5

.

Light Fixture.

Mount a fluorescent lighting fixture on the inside of the cabinet near

the front edge. Use a fixture rated to accommodate a F15T8 lamp operated from

a high power factor UL or ETL listed ballast. The lamp must be included.  The

lighting fixture

ON

OFF

switch must be a toggle switch mounted on an inside

control panel. Include in the circuit a door

actuated switch that turns the light ON

when the door is open and OFF when the door is closed.

6

.

Communications Transient Suppression.

Provide a transient suppressor for the

system interface communications lines when used. This suppressor must withstand

a 100 ampere 10 x 700 microsecond waveform 20 times at 30 second intervals

between surges without damage or degradation to the suppressor. Apply the

transient surge both line to line and line to ground. Output voltage must not exceed

8 volts line to line and line to ground. Output voltage must not exceed 8 volts line

to line or 250 volts line to ground at any time during the test.

7

.

Control Panel.

Provide and label a control panel assembly that is readily accessible

from the front of the cabinet. The control panel assembly must consist of:

a.

Provide a

controller power

switch to energize the controller while the

signal lights are off or are being operated by the flasher. Label and rate the

switch for load current.

b.

Provide a convenience outlet. It must be a duplex, 3

prong,

NEMA

Type

5

20R grounding type outlet with independent ground fault circuit

protection.

c.

Use an

auto/flash

switch which when placed in the

flash

position

provides flashing operation without interrupting the controller unit power.

When the switch is placed in the

auto

position the controller unit must

provide normal operation.

d.

Use a

stop time/off/on

switch which when placed in the

stop time

position causes the controller unit to stop time. In the

off

position the

controller unit must be active regardless of external commands. In the

on

position the timing must be normal but subject to external command

interruptions.

e.

Connect a

heater by

pass

switch to by

pass the remote heater

thermostat.

f.

Provide momentary contact test switches to place calls on each vehicle

and pedestrian phase. Switches must provide tactile feedback and be

rated at 1 ampere, minimum, for a resistive load at 120 volts AC and at

28 volts DC. Contacts must be coin silver or gold plated and must be

enclosed and labeled as to their function.

e.

Police Panel Assembly.

Provide a labeled police panel assembly located behind the

auxiliary door, consisting of:

1

.

A

flash/automatic

switch which when placed in the

flash

position causes the

intersection displays to go into the flashing mode. When placed in the

automatic

position, the signal system must resume normal operation.

2

.

A

signals /off

switch which when placed in the

off

position removes power

from the signal bus. Do not allow power on the bus when either

automatic

or

flash

operation is selected by any means.

3

.

Provide a removable, rigid metal cover on the back of the police panel to cover

the live switch terminals.

f.

Warning Sign.

The cabinet must contain a conspicuous warning sign against operation

without the conflict monitoring device being installed.

2

.

Special Features.

Provide special features if called for on the Plans or as specified in the Special

Provisions.

a.

Intersection Display Panel.

Connect the display panel to the field wiring terminals, and

include the following features:

1

.

LED indicators for 8 vehicle phase displays (R

Y

G).

2

.

LED indicators for 4 pedestrian phase displays (W

DW).

3

.

A door activated switch that turns off the display panel when the cabinet door is

closed.

4

.

Momentary detector tests switches to enter 8 vehicle phase calls and 4 pedestrian

phase calls.

5

.

A display panel that is plug connected to the cabinet and is completely removable

without disconnecting individual wires.

6

.

Approaches labeled with the street names and the northerly direction indicated.

b.

Manual Phase Selector Controls.

Provide the traffic signal system with manual phase

selector control that permits the system to advance to any phase, including pedestrian

indications, with all clearance periods timed by the controller units.

Phases must be selected by a momentary contact switch, which plugs into a standard 1/4

inch 2

circuit telephone jack located in the police panel. Changes from

automatic

to

manual

phase selector control mode must be controlled by a toggle switch. Mount the

toggle switch for the manual phase selector control in the police panel and clearly label it

Automatic/Manual.

c.

Coordination

Remote/Time of Day/Free

Switch.

When the switch is in the

Remote

position, all supervisory functions performed on the controller unit from a master

coordinator or central computer must operate normally.

When the switch is in the

Time of Day

position, the local controller must use the local

coordinators time of day plan. When the switch is in the

Free

position it must be possible

to remove any or all coordination devices and maintain normal, non

coordinated controller

operation without wire jumpers, jumper plugs or other special devices. Provide this switch

if a local coordination or system modem/interface unit is called for on the Plans.

660

3.06 OPERATION.

Provide the following operations.

1

.

Wire the controller cabinet to flash the yellow signals on the main street or highway, and the red

signals on the cross streets and left turn lanes.

2

.

Make the flashing circuit independent of the controller unit. They must remain in operation upon

shutdown of the controller or removal of the controller from the cabinet.

3

.

Wire the controller cabinet so that removal of the conflict monitor causes the intersection to go into

flashing operation.

4

.

Accomplish transfer to flashing operation by relays between the normal load switching device and

the field terminals.

5

.

Do not operate pedestrian pushbuttons at more than 24 volts.

6

.

Controller Priorities. Prioritize the drives, controls and equipment so that each device, control, or

item of equipment overrides the operation of those items listed below it:

a

.

Power failure

b

.

Power restart

c

.

Flashing

d

.

Railroad

preemptor

e

.

Emergency vehicle

preemptor

f

.

Phase selector

g

.

Interconnect

h

.

Time switch

i

.

Normal controller unit operation

Provide the following preemption operations when called for on the Plans or as specified in the Specia

l

Provisions.

1

.

General.

Preemption units must use the controller unit functional inputs and timings to the largest

extent possible. Signal load switching control must remain with the controller unit.

2

.

Railroad Preemption.

The Railroad Preemption Routine must consist of 4 functional intervals in the

order listed below:

a

.

Enter Preemption Interval.

(

1

)

Energize a 120 VAC alarm circuit which may be used for a sign, bell, or beacon.

(

2

)

Immediately advance to the pedestrian clearance interval of any walk that is being

displayed. On any phase other than the track clearance phase(s), abbreviate the

pedestrian clearance interval by a timer with a minimum range of 0

30 seconds.

(

3

)

Following the pedestrian clearance period, the controller must advance into and

time normally the vehicle clearance intervals.

(

4

)

If the preemption is received while in the track clearance phase(s), skip step (2)

and (3) above.

b

.

Track Clearance Interval.

(

1

)

Provide a timing period to allow sufficient green clearance time for any vehicles

that may be stopped on or immediately behind the railroad tracks. The timing must

be adjustable over a range of 0 to 30 seconds.

(

2

)

Following the track clearance period, the controller must advance into and time

normally the vehicle clearance interval(s).

c

.

During Preemption Interval.

Allow the controller to operate normally with the exception

of not serving those phases that conflict with the railroad crossing. Keep this interval in

effect until the preemption call is removed.

d

.

Leaving Preemption Interval.

(

1

)

De

energize alarm circuit.

(

2

)

Immediately advance to the active phase normal pedestrian and/or vehicle

clearance interval(s).

(

3

)

The controller must advance to those phases that were omitted under preemption

control when complete control is returned to the controller unit.

3

.

Emergency Equipment Preemption.

The Emergency Equipment Preemption Routine must consist

of 3 functional intervals in the order listed below:

a

.

Enter preemption interval.

(

1

)

Same as 660

3.06.2.a.(1)

(

2

)

Same as 660

3.06.2.a.(2)

(

3

)

Same as 660

3.06.2.a.(3)

(

4

)

If the preemption call is received while in the preempt phase(s), skip step (2) and

(3) above.

b

.

Preempt phase interval. Hold the controller in the preempt phase(s) until the call is

removed.

c

.

Leaving preemption interval. When the preemption call is removed, the controller unit must

immediately revert to normal operation.

660

3.07 SHOP TESTS.

Deliver the controller units, auxiliary equipment, and fully wired cabinet

(including wiring diagrams and manuals) to a designated test location.

Allow 6 weeks for shop testing. All required equipment including wiring diagrams and manuals must arri

ve

in 1 shipment. Partial shipments will not be accepted and will be returned to the vendor.

Use traffic signal equipment that meets the operational and functional requirements of the Plans and

Specifications when tested according to

NEMA

Standards Publication No. TS 1

1989, Traffic Control

Systems.

If a partial failure occurs at any step in the test (physical, environmental, or operational), you may

make on

site repairs within 10 days after notification of the malfunction. The test will then be restarted at

the

beginning of the category in which malfunction occurred. Failing to make repairs within 10 days after

notification will result in rejection.

If equipment malfunctions twice in the same category, the equipment will be rejected.

When equipment is rejected, return the entire package (including the cabinet) freight collect to the v

endor.

Submit the new equipment, with a different serial number, for testing. Do not use rejected equipment o

n

signal projects within the State of Alaska.

Testing after equipment rejection for failure to comply with specification requirements will be at you

r

expense. The Department will make deductions to cover the costs of such testing from any moneys due

or which may become due the Contractor under this Contract.

A failure is any occurrence that results in other than normal equipment operation. The equipment is

considered to have failed if any of the following occur:

1

.

The controller unit malfunctions.

2

.

The load switch produces incorrect signal indications.

3

.

The signal conflict monitor fails to satisfy the contract requirements.

After the shop test is satisfactorily completed, the Contractor will be notified to pick up the tested

and

marked equipment at the test site. Pick up the successfully tested equipment within 2 weeks of notific

ation

and deliver to the work site. Successful test completion does not relieve the Contractor of equipment

warranty obligations as specified in Subsection 660

1.04 or field testing as specified in Subsection 660

2.14.

Copies of the shop test results will be sent to the Contractor, vendor, and State Materials Engineer.

660

3.08 INSTALLATION DETAILS.

Loops.

1

.

Use loop and lead

in conductors that conform to Subsection 660

2.08. Splicing must conform to

Subsection 660

2.09.

2

.

Test each loop circuit for continuity, inductance, and insulation resistance.  Make the test at your

expense in the Engineer

s presence. Furnish the necessary equipment needed to perform these

tests. The Department reserves the right to retest, and the test results will govern the acceptance

or rejection of the loop installation. Perform the tests as follows:

a

.

Continuity Test.

Test each loop detector circuit for continuity at two locations:

1

.

Loop detector at the junction box before splicing with the loop detector lead

in

cable must have a value less than 0.5 ohms.

2

.

Loop detector and lead

in cable system at the traffic signal controller cabinet or

detector cabinet after splicing in the junction box must have a value less than 5

ohms for single pair lead

in cable and 10 ohms for multi

pair lead

in cable.  The

continuity test ohm reading at the traffic signal controller cabinet or detector

cabinet must be greater than the ohm reading measured at the loop detector at the

junction box.

b

.

Inductance Test.

Each loop detector and lead

in cable system must have an inductance test

measured at the traffic signal controller cabinet or detector cabinet. The inductance must

be in the range of 50 to 500

microhenries

.

c

.

Insulation Resistance Test.

Perform an insulation resistance test at 500 volts direct current

at the traffic signal controller cabinet or at the detector cabinet between one loop detector

lead

in conductor and the cabinet ground rod. The insulation resistance must have a value

of not less than 100 megohms.

3

.

Multiple loop configurations must have the individual lead

ins, multiple pair, or single pair brought

to the controller cabinet for termination. Make series connection of loop lead

ins in the controller

cabinet only. Wind all loops in the same direction with the starting lead marked with an

S.

Connect the black conductor of the pair shown in Table 660

3 to the

S

designated conductor

of the loop. Connect multiple loop detectors in the same lane so that the adjacent loops are in

alternating directions clock wise (CW), counter clock wise (

CCW

), etc.

4

.

Install loops before applying the new pavement.

5

.

Install all loops in 1 inch schedule 80 PVC conduit in the roadway and to the nearest junction box.

Use PVC conduit that is rigid PVC type with solvent welded connections. Use identification bands

on each pair of lead

in conductors from loops to junction boxes per Subsection 660

2.09 and

660

3.08.

Controller Cabinets.

1

.

Where the cabinet is mounted on a concrete pedestal foundation, place a 1 inch drain hole or pipe

with screen in the foundation, connecting to the cabinet and emptying above the ground line.

2

.

Place a 3/8 inch fillet of silicone caulking between each controller cabinet and the concrete slab

foundation to prevent dust and dirt from entering the cabinet.

3

.

When called for in the Plans or Special Provisions, add 2 inches of approved foam insulation within

the bottom of the cabinet between the control equipment and the concrete base. Design all wiring,

terminals, and other items to allow sufficient room for the insulation.

4

.

On Precast Controller Foundations. When called for in the Plans or Special Provisions, place a 3/8

inch thick, 2

piece exterior grade plywood board on the bottom of the cabinet and under the foam

insulation. Place the plywood within the controller cabinet, and do not extend under it.  Make holes

to allow for the conduits entering the cabinet. Place a pliable sealant composed of a silicon caulking

compound between the plywood board and the cabinet and between the plywood board and all

the conduits.

5

.

Place a ground rod in the Type III junction box next to the cabinet or in the foundation of the

cabinet if it is precast foundation.

Signal Heads.

1

.

Attach vehicle and pedestrian signal head mounting hardware to the side of pole that faces away

from traffic.

Debur

all conductor access holes drilled for side mounted pedestrian and vehicular

signal heads inside and out to prevent scraping of the conductors.

2

.

Aim through

phase vehicle signal faces at a point located a distance from the face as shown in

Table 660

4. If 2 through

signal faces are not visible from this point at a height of 42 inches above

finished grade, consult the Engineer for corrective measures.

3

.

Direct pedestrian signal heads at the center of the crosswalk on the opposite side of the street.

TABLE 660

4

85 Percentile

Speed

mph

Minimum Visibility

Distance in feet

(meters)

20

175 (53)

25

215 (66)

30

270 (82)

35

325 (99)

40

390 (119)

45

460 (140)

50

540 (165)

55

625 (191)

60

715 (218)

Luminaire

Standards.

Provide a slight rake of the pole. This is done by plumbing the side of the tapered

pole away from the road. Before installation, check the socket position in the

luminaire

to verify that it

corresponds to the setting indicated in the instructions for the light distribution type shown on the

Plans.

After the pole has been plumbed, level the

luminaire

as recommended by the manufacturer.

Signal Poles.

Install signal poles with the centerline of the pole plumb. Provide a 1 inch drain hole in the

grouted base. Run this drain from below the top of the conduits to outside of the grouted area.

660

3.09 SIGNAL HEADS.

Conform to the

ITE

Standard Specifications for

Equipment Standard

Interim Purchase Specification

Vehicle Traffic Signal Control Heads, Part 2:  Light Emitting Diode (LED)

Vehicle Traffic Signal Modules

and

Adjustable Face Vehicular Traffic Control Signal Heads

.  Each

signal head must be adjustable, vertical type with the number and sections as specified herein and sho

wn

on the Plans, must provide an indication in one direction only, must be adjustable through 360 degrees

about a vertical axis, and must be mounted at the location and in the manner shown on the Plans.

8

inch and 12

inch red and green indications for traffic signals faces on this project shall utilize light

emitting diode signal modules.

All yellow traffic signal face

indications

shall utilize incandescent lamp optical units.

Incandescent Lamp Optical Units

.

1.

Each optical unit must consist of a lens, a reflector, a lamp holder, and a clear incandescent

traffic signal lamp.

2.

The

prismed

traffic signal lens must be standard yellow glass and conform to the

ITE

Standard

Specifications.

3.

Provide each lens with a removable aluminum tunnel visor with an open slot at the bottom.

When shown on the Plans or specified herein, construct the visor of

polycarbonate

resin with

the color (black) pigment completely impregnated throughout the resin material.

4.

Secure the lamp holder to the reflector to provide a dust and moisture-proof seal.

5.

Hold the reflector and lamp holder securely in place with the outer edge of the reflector

engaging the lens gasket to provide a light and moisture seal for the entire optical assembly.

6.

Wire all lamp holders so that a white wire will be connected to the shell of the lamp holder and

a black or colored wire to the bottom or end terminal of the lamp holder. Connect these wires,

in turn, to the terminal block mounted inside at the back of the housing. The terminal block must

have sufficient screw type terminals so as to terminate all field wires and lamp wires

independently, with separate screws. Permanently identify the terminals to which field wires are

attached or color-code the wiring to facilitate field work. Locate the terminal block in the center

section of the head.

7.

Lamps for the 12 inch units must be 1,950 lumen minimum initial output, 120 volt, 6,000 hour

rated life, clear, traffic signal lamps.

8.

Lamps for the 8 inch units must be 665 lumen minimum initial output, 120 volt, 6,000 hour rated

life, clear, traffic signal lamps.

9.

Use reflectors made of

Alzak

finished aluminum. The thickness of the anodic coating must be a

minimum of 0.0001 inches, or its equivalent, spun or drawn from metal not less than 0.025

inches thick and equipped with a bead or flange on the outer edge to stiffen the reflector to

ensure it is held true to shape.  The reflecting surface must be totally free of flaws, scratches,

defacements, or mechanical distortion.

Light Emitting Diode Modules

.

1.

Definition

a.

Light emitting diode (LED) signal modules shall consist of an assembly that utilizes red or

green light emitting diodes as the light source in lieu of an incandescent lamp for use in

traffic signal sections.

2.

General

a.

LED signal modules shall be designed to be installed in the door frame of a standard traffic

signal housing.  The lamp socket, reflector, reflector holder and lens used with an

incandescent lamp shall not be used in a signal section in which a LED signal module is

installed.

b.

LED signal modules shall be a sealed unit with two conductors for connecting to power,

a printed circuit board, power supply, a lens and gasket, and shall be weather proof after

installation and connection.  The circuit board and power supply shall be contained inside

the module.

c.

Conductors for modules shall be 3 feet in length, with quick disconnect terminals.

d.

The lens of the module shall be integral to the unit, shall be convex with a smooth outer

surface and made of ultraviolet stabilized plastic or of glass.  The lens shall be capable of

withstanding ultraviolet (direct sunlight) exposure for a minimum period of 5 years without

exhibiting evidence of deterioration.

e.

The module shall be sealed in the door frame with a one-piece

EPDM

(ethylene propylene

rubber) gasket.

f.

The LEDs shall utilize

AllnGaP

technology and shall be the ultra bright type rated for

100,000 hours of continuous operation from -40

F to 165

F.

AlGaS

LEDs will not be

allowed.

g.

The failure of an individual LED in a string shall only result in the loss of that LED, not the

entire string or indication.

h.

Furnish LED signal modules rated for a minimum useful life of 60 months. In addition, LED

signal modules shall maintain not less than 85 percent of the standard light output values

found in the

ITE

publication ST-008B, "Vehicle Traffic Control Signal Heads" (

VTCSH

ST-017). LED signal modules shall maintain this light output after 60 months of continuous

use in a traffic signal operation over the temperature range of -40

F to +165

F.

3.

Physical and Mechanical Requirements

a.

LED traffic signal modules shall be designed as retrofit replacements for existing optical

units of signal lamps and shall not require special tools for installation.  LED signal modules

shall fit into existing traffic signal section housings built to the

VTCSH

without modification

to the housing.

b.

Installation of a LED signal module shall only require the removal of the optical unit

components, i.e, lens, lamp module, gaskets, and reflector; shall be weather tight and fit

securely in the housing; and shall connect directly to electrical wiring.

LED Signal Module Lens

.  The LED signal module shall be capable of replacing the optical

unit.  The lens may be tinted or may use transparent film or materials with similar

characteristics to enhance ON/OFF contrasts.  The use of tinting or other materials to

enhance ON/OFF contrasts shall not affect chromaticity and shall be uniform across the

face of the lens.

If a polymeric lens is used, a surface coating or chemical surface treatment shall be used

to provide front surface abrasion resistance.

Environmental Requirements

.  The LED signal module shall be rated for use in the

operating temperature range of -40

F to +165

F.

The LED signal module shall be protected against dust and moisture intrusion per the

requirements of

NEMA

Standard 250-1991 for Type 4 enclosures to protect all internal

components.

The LED signal module lens shall be UV stabilized.

Construction

.  The LED signal module shall be a single, self-contained device, not requiring

on-site assembly for installation into an existing traffic signal housing.  The power supply

for the LED signal module shall be integral to the unit.

Module Identification

.  Each LED signal module shall have the manufacturer's name,

trademark, and other necessary identification permanently marked on the back of the

module.  Each individual LED signal module shall be identified for warranty purposes.

The following operating characteristics shall be identified: rated voltage, power

consumption, and volt-ampere.

Each LED signal module shall have prominent and permanent vertical marking(s) for

correct indexing and orientation within a signal housing.  The markings shall consist of an

up arrow, or the word "UP" or "TOP".

4.

Photometric Requirements

.

a.

LED traffic signal modules shall meet at least 85 percent of the minimum

VTCSH

intensity

requirements while operating throughout the operating temperature range of -40

F to

+165

F.

b.

The minimum initial luminous intensity values for LED traffic signal modules shall be as

defined in Section 11.04 of the

VTCSH

standard at 77

F.

c.

The measured chromaticity coordinates of LED signal modules shall conform to the

chromaticity requirements of Section 8.04 and Figure 1 of the

VTCSH

standard.

5.

Electrical

a.

LED signal modules shall operate from a 60 Hz

3 Hz AC line over a voltage ranging from

80 volts to 135 volts. The LED circuitry shall prevent perceptible flicker over the voltage

range specified above.  The fluctuations of line voltage shall have no visible effect on the

luminous intensity of the indications.  Rated voltage for all measurements shall be 120 volts.

The LED traffic signal lamp unit shall not be capable of functioning at less than 45 volts.

b.

All wiring and terminal blocks shall meet the requirements of Section 13.02 of the

VTCSH

standard.  Two secured, color coded, 3

foot long 600 V, 20 AWG minimum, jacketed

wires, conforming to the National Electric Code, rated for service at +221

F, are to be

provided for electrical connection for each LED signal module.

c.

The signal module on-board circuitry shall include voltage surge protection to withstand

high-repetition noise transients as stated in Section 2.1.6 of

NEMA

Standard TS-2, 1992.

d.

LED signal modules shall be operationally compatible with currently used controller

assemblies (solid state load switches, flashers, and conflict monitors).

e.

LED signal modules and associated on-board circuitry must meet Federal Communications

Commission (FCC) Title 47, Subpart B, Section 15 regulations concerning the emission

of electronic noise.

f.

The LED signal module shall provide a power factor of 0.90 or greater.

g.

Total harmonic distortion (current and voltage) induced into an AC power line by a LED

signal module shall not exceed 20 percent.

6.

Production Testing Requirements

a.

Each new LED traffic signal lamp unit shall be energized for a minimum of 24 hours at

operating voltage and at a temperature of 600 C in order to cause any electronic infant

mortality to occur, and to ensure electronic component reliability prior to shipment.

b.

After the burn-in procedure is completed, each LED traffic signal lamp unit shall be tested

by the manufacturer for rated initial intensity at rated operating voltage.

7.

Warranty

a.

The manufacturer shall provide a written warranty against defects in materials and

workmanship for the LED signal modules for a period of 60 months after installation of the

modules.  Replacement modules shall be provided promptly after receipt of modules that

have failed at no cost to the State or Municipality of Anchorage except cost of shipping of

the failed modules.  Provide the Engineer with all warranty documentation prior to

installation.  Deliver the replacement modules to the Municipality of Anchorage Traffic

Signal Lab at 3650 East Tudor Road, Building C, within five working days after

notification.

Housing

.

1.

All parts of the housing, including the doors and end plates, must be of

die cast aluminum

conforming to ASTM B 85, and all parts must be clean, smooth, and free from flaws, cracks, blow

holes, or other imperfections.

2.

The housing of each signal section must be one piece with integral top, bottom and sides, with

square doors.

3.

All exposed bolts, screws, hinges, pins, and door locking devices must be stainless steel. All

interior screws and fittings must be stainless steel or approved non

ferrous, corrosion

resistant

material.

4.

The top and bottom of each housing must have an opening to accommodate standard 1

1/2 inch

pipe fittings and brackets.

5.

The top and bottom opening of the housing must have an integral serrated boss that will provide

positive positioning of the signal head in 5 degree increments so as to eliminate undesirable rotation

or misalignment of the signal head as well as between sections. A total of 72 teeth must be

provided in the serrated boss. The teeth must be clean and sharp to provide positive positioning

with the grooves of the mating section or framework.

6.

Fasten together individual signal sections with a cadmium-plated tri-stud connector,

lockwashers

,

and nuts with access holes for the passage of electrical conductors from one section to another.

7.

Each signal housing must have 2 integral hinge lugs located on the left side for mounting the door.

8.

Provide 1 or 2 latches on the right side of each signal housing with stainless steel wing nut

assemblies to engage the door latches.

9.

Each signal housing must have a door opening for the periphery with a soft closed cell neoprene

gasket to provide a weather tight seal with the mating door.

10.

Provide the door of each signal housing with a round opening designed to accommodate any

standard traffic signal lens.

660

3.10

BACKPLATES

.

Furnish and attach

backplates

to all vehicle signal heads except post

mounted

flashers.

Construct

backplates

of 3003 H14 aluminum alloy sheet 0.051 inch minimum thickness.

Backplates

extensions for 12 inch displays must be 8 inches wide and for 8 inch display must be 5

inches wide.

Where a backplate consists of 2 or more sections, fasten them together with aluminum rivets or bolts,

peened

after assembly to prevent loosening.

All post mounted and pole side mounted vehicle signal heads must have 5 inch or 5

inch wide backplate

extensions (borders). All 5 section overhead cluster mounted signals must have nominal 5 inch wide

backplate extensions (borders). All combination 8 inch/12 inch vertical mounted signal heads must have

backplates

with nominal borders of 8 inches for the 8 inch sections and 5 inch for 12 inch sections.

Backplates

must be painted as specified in Subsection 660

2.16.

660

3.11 SIGNAL HEAD MOUNTING.

Support bracket mounted signal heads, as shown on the

Plans, by mounting brackets consisting of watertight assemblies of 1

1/2 inch nominal diameter standard

steel pipe and malleable iron or brass pipe fittings. All members must be either plumb or level, symme

trically

arranged, and securely assembled. Construct these so that all conductors are concealed within the

assembly.

The horizontal dimension between the center of a terminal compartment or axis of a signal face and the

axis

of an immediately adjacent signal face must be a minimum of 22 inches in side mounted frames and 11

inches in post top installations.

At each signal location, construct a terminal compartment into the mounting brackets.  Fit each

compartment with a terminal block containing 12 poles, each with 2 screw

type terminals. Each terminal

must accommodate at least 3 No. 14 AWG conductors.  Provide a rain

tight cover, giving ready access

to the terminal block.  Provide a bronze terminal compartment of sufficient strength to remain intact

in event

the pole is knocked down.  Provide cast

iron slip

fitters, where used without integral terminal compartment.

For post

top mounting of bracket mounted signals, cast the terminal compartment with an integral slip

fitter.

For post

top mounting of a 1 way signal head, you may use a slip

fitter without a terminal compartment.

The slip

fitter must fit over a 4 inch standard pipe or 4

1/2 inch outside diameter end of tapered standard.

Provide each slip

fitter with 2 rows of cadmium plated steel set screws, with 3 screws in each row to

secure the assembly in plumb position.

Where signal heads are side mounted on poles, the terminal compartment must be designed for and

securely bolted to the pole. Mount pole side mounted pedestrian and traffic signal heads on the back s

ide

of pole unless noted or detailed otherwise on the Plans. Mount the pole/post mounted traffic signal he

ads

so that no portion of the

backplates

are hidden by the pole/post.

Where 5

section vertical signal heads are side mounted on poles, a steel conduit hanger shall be installed

on the vertical framework pipe, 6 inches down from the upper horizontal framework pipe.

Equip the signal heads with positive brass lock rings and fittings designed to prevent heads from turn

ing due

to external forces. Lock ring and connecting fittings must have serrated contacts.

Equip signal head assembly for suspension from mast arm with a ferrous or bronze

plumbizer

.

Do not install signal heads at any intersection until all other signal equipment, including the contro

ller, is in

place and ready for operation at that intersection, unless the faces are not directed toward traffic o

r unless

the faces are adequately covered. Paint mounting brackets and fittings as specified in Subsection 660

2.16.

Side

mount pedestrian signals using a 2

piece, hinge connected, cast aluminum bracket that mounts directly

between the pole and the side of the signal head housing. Limit clearance between the head and pole to

3

inches. The bracket must properly fit round poles 4 inches or greater in diameter and allow a minimum

rotation of 30 degrees when mounted on a 4 inch pole. Include a rain

tight 12

position terminal block within

the mounting bracket.

Remove all burrs from the inside and outside of all holes made to pass conductors through the walls of

posts, poles, and mast arms to prevent scraping of the conductors.

660

3.12 PROGRAMMED VISIBILITY TRAFFIC SIGNAL HEADS.

Signal face and installation

must conform to the provisions of Subsections 660

3.09, 660

3.10, and 660

3.11, except as modified in

this subsection.

Each signal section must provide a nominal 12 inch diameter circular or arrow indication. Meet the

ITE

Standard Specifications for color and arrow configuration.

Provide each section with a 1 inch cutaway visor.

Provide each signal section with an adjustable connection that permits incremental tilting from 0 to 1

0

degrees above or below the horizontal while maintaining a common vertical axis through couplers and

mounting axis in 5 degree increments.

The signal must be mountable with ordinary tools and capable of being serviced without tools. Preset t

he

adjustment at 4 degrees below the horizontal.

The visibility of each signal face must be capable of adjustment or programming within the face. When

programmed, each signal face

s indication must be visible only in those areas or lanes to be controlled.

During dusk and darkness a faint glow to each side will be permissible.

Before programming, each signal section with a yellow indication must provide a minimum luminous inten

sity

of 3,000 candela on the optical axis, and a maximum intensity of 30 candela at 0.26 radians horizontal

from

the axis. Each signal section must be capable of having its visibility programmed to achieve the follo

wing

luminous intensities: a minimum of 3,000 candela on the optical axis, a maximum of 100 candela at from

1/2

to 2 degrees horizontal from the axis and a maximum of 10 candela at from 2 to 15 degrees horizontal

from the axis. Under the same conditions, the intensities of the red indication and the green indicati

on must

be at least 19% and 38% respectively of the yellow indication.

Each signal face or each signal section must include integral means for regulating its luminous intens

ity

between limits in proportion to the individual background luminance. Lamp intensity must not be less t

han

97% of uncontrolled intensity at 10,765 lux, and must reduce to 15

2% of maximum intensity at less than

10.8 lux. The dimming device must operate over an applied voltage range of 95 to 130 volts, 60 Hz and

a temperature range of

40

C to 74

C.

Program the head as recommended by the manufacturer and as directed by the Engineer.

660

3.13 PEDESTRIAN SIGNALS.

Provide pedestrian signals with the international

"HAND/WALKING PERSON" symbols. Furnish light emitting diode (LED) type pedestrian signal

modules as specified in subsection 660-3.13a.  New pedestrian signals shall consist of Pedestrian LED

Signal Modules installed in new housings and hardware.

1.

Signal head maximum overall dimensions: 18

1/2 inches wide, 18

3/4 inches high, and 9 inches

deep, including Z-crate-type visor and hinges.

2.

Message symbols: Portland orange

HAND

and the lunar white

WALKING PERSON.

Minimum of 12 inches high and 7 inches wide.

3.

Housing.

a.

Case.  Provide a one

piece, corrosion

resistant, aluminum

alloy die

casting complete

with integrally cast top, bottom, sides and back. Provide 4 integrally cast hinge lug

pairs, 2 at the top and 2 at the bottom of each case, for operation of a swing

down

door.

b.

Provide a

dustproof

, weatherproof, and corrosion resistant case for pedestrian signals.

Provide for easy access to and replacement of all components.

c.

Provide 3 versions of the case. Supply the first version with clamshell mounting

hardware installed (ordered concurrently) for installation of

pole left of message.

The

second version shall be the

pole right of message.

The third version shall contain

upper and lower openings as described below suitable for either post top or bracket

mounting. The first and second versions need not include upper and lower openings, but

when provided shall be plugged to be weather-tight.

d.

The third version shall accommodate standard 1

1/2 inch pipe brackets, top and

bottom. Integrally cast a

shurlock

boss into the bottom opening of the signal case. The

dimensions of the

shurlock

boss shall be as follows: outside diameter, 2.625 inches;

inside diameter, 1.969 inches; number of radial teeth, 72; and depth of teeth, 5/64 inch.

The teeth shall be clean and sharp and provide full engagement to eliminate rotation or

misalignment of the signal.

e.

Make the door frame a one-piece, corrosion-resistant, aluminum-alloy die-casting,

complete with 2 hinge lugs cast at the bottom and 2 latch slots cast at the top of each

door. Attach the door to the case by means of two Type 304 stainless steel spring pins.

Attach 2 stainless steel hinged bolts with captive stainless steel

wingnuts

and washers to

the case with the use of stainless steel spring pins.  The door must latch and unlatch

without the use of tools.

4.

Install a Z-crate-type filter in front of the message module to filter and prevent

sun phantom

conditions.

5.

Conductors must be No. 14 AWG or larger conforming to

IMSA

specifications 20-1.

6.

Place all load switches for operation of the

WALK/WALKING PERSON

signals in the

controller cabinet.

7.

Use machine screws, studs, and washers that are stainless steel.

8.

Use gaskets that conform to ASTM D 1056, Grade 2C2.

9.

Mount a terminal block as specified in Subsection 660-3.09 the unit for field wiring.

660-3.13a  PEDESTRIAN LIGHT EMITTING DIODE PEDESTRIAN SIGNAL

MODULES.

1.

General

a.

Furnish pedestrian LED traffic signal modules designed as a retrofit replacement for the

message bearing surface of a 16 inches x 16 inches pedestrian traffic signal housing built

to the

PTCSI

Standard.  Supply a message-bearing surface of the module with

"HAND" and "WALKING PERSON" symbols that comply with

ITE

Pedestrian

Traffic Control Signal Indications (

PTCSI

) standard for this symbol for a

message-bearing surface of the size specified.  This message-bearing surface shall be

designed so that it can be removed from the sealed unit for replacement without further

damage to the module.

2.

Installation

a.

LED pedestrian signal modules shall be designed as retrofit replacements for the

existing pedestrian signals (ICC 4090 and/or 4094).

b.

LED pedestrian signal modules shall not require special tools for installation.

c.

LED pedestrian signal modules shall fit into the existing traffic housings built to the

PTCSI

standard without any modification to the housing.

d.

LED pedestrian signal modules shall be weather tight, fit securely in the housing and

shall connect directly to existing electrical wiring.

e.

Installation of a replacement LED module into the existing pedestrian housing shall only

require removal of the existing optical unit components, i.e., lens, lamp, gaskets, and

reflector.

f.

Each retrofit shall include all necessary components to complete conversion including a

one-piece gasket.

g.

Each pedestrian module shall have a sticker attached stating compliance to the

ITE

Standard for color.

3.

LED Signal Lens

a.

The lens of the LED pedestrian signal modules shall be field replaceable.

b.

The lens of the LED pedestrian signal modules shall be

polycarbonate

UV stabilized

and a minimum of 1/4 inch thick.

c.

The exterior of the lens of the LED pedestrian signal module shall be smooth and

frosted to prevent sun phantom.

4.

LED Pedestrian Signal Module Construction

a.

The LED pedestrian signal module shall be a single, self-contained device, not requiring

on-site assembly for installation into the existing traffic signal housing.

b.

All Portland Orange LEDs shall be "

AllnGaP

" technology or equal, and rated for

100,000 hours or more at +77

F and 20 mA.  "

AllnGaS

" technology is not acceptable.

c.

Each individual LED traffic module shall be identified for warranty purposes with the

manufacturer's trade name, serial number and operating characteristics, i.e., rated

voltage, power consumption, and volt-ampere.

5.

Environmental Requirements

a.

The LED pedestrian signal modules shall be rated for use in the ambient operating

temperature range of -40

F to +140

F.

b.

The LED pedestrian signal modules, when properly installed with gasket, shall be

protected against dust and moisture intrusion per requirements of

NEMA

Standard

250-1991, sections 4.7.2.1 and 4.7.3.2., for type 4 enclosures to protect all internal

LED, electronic, and electrical components.

6.

Luminous Intensity

a.

Pedestrian LED signal modules shall be designed so, that when operated over the

specified ambient temperature and voltage range, the signal shall attract the attention of,

and be readable to, a viewer (both day and night) at all distances from 10 feet to the full

width of the area to be crossed.

b.

The luminous intensity of the LED pedestrian signal module shall not vary more than

10% for voltage range of 80 VAC to 135 VAC.

7.

Chromacity

a.

The measured chromaticity coordinates of the LED signal modules shall conform to the

chromaticity requirements of Section 5.3 and Figure C of

PTCSI

standard.

8.

Electrical

a.

The secured, color coded, 3 feet long, 600V, 20 AWG minimum, jacketed wires,

conforming to the National Electrical Code, rated for service at +221

F,

inch

stripped and tinned are to be provided for electrical connection.

b.

The LED pedestrian signal module shall operate from a 60

3Hz AC line over a

voltage range of 80 VAC to 135 VAC.  Rated voltage for all measurements shall be

120

3 volts

rms

.  The LED pedestrian signal lamp unit shall not be capable of

functioning at less than 45 volts.

c.

The LED circuitry shall prevent perceptible flicker over the voltage range specified

above.

d.

The LED pedestrian signal module circuitry shall include voltage surge protection

against high-repetition noise transients as stated in Section 2.1.6,

NEMA

Standard

TS-2, 1992.

e.

Catastrophic failure of one LED light source shall not result in the loss of more than the

light from that one LED.

f.

The LED pedestrian module shall be operationally compatible with the currently used

controller assemblies.  The LED pedestrian module shall be operationally compatible

with conflict monitors.

g.

The LED pedestrian module including its circuitry must meet Federal Communications

Commission (FCC) Title 47, Subpart B, Section 15 regulations concerning the emission

of noise.

h.

The LED pedestrian module shall provide a power factor of .90 or greater over the

operating voltage range and temperature range specified above for modules with 6

watts or more.

i

.

Total harmonic distortion (current and voltage) induced into an AC power line by an

LED pedestrian module shall not exceed 20% over the operating voltage range and

temperature range specified above.

9.

Production Testing Requirements

a.

Each new LED traffic signal lamp unit shall be energized for a minimum of 24 hours at

operating voltage and at a temperature of 140

F in order to cause any electronic infant

mortality to occur, and to ensure electronic component reliability prior to shipment.

b.

After the burn-in procedure is completed, each LED traffic signal lamp unit shall be

tested by the manufacturer for rated initial intensity at rated operating voltage.

10.

Warranty

a.

The manufacturer shall provide a written warranty against defects in materials and

workmanship for the LED signal modules for a period of 60 months after installation of

the modules.  Replacement modules shall be provided promptly after receipt of

modules that have failed at no cost to the State or Municipality of Anchorage except

cost of shipping of the failed modules.  All warranty documentation shall be given to the

Engineer prior to installation.  The replacement modules shall be delivered to the

Municipality of Anchorage Traffic Signal Lab at 3650 East Tudor Road, Building C,

within five working days after notification.

660-3.14 PEDESTRIAN PUSH BUTTONS.

Must be tamper

proof with a 2

1/4 inch minimum

diameter concave or convex chrome or stainless steel telescoping

type plunger.

Use a weatherproof assembly so constructed that it will be impossible to receive an electrical shock

under any weather conditions.

Push button switch. Provide a phenolic

enclosed precision snap

acting type, switching unit, single

pole,

double

throw, with screw type terminals, rated 15 amperes at 125 volts, AC. Must be third party

certified and have the following characteristics:

1

.

Switching unit shall have a stainless steel plunger actuator and shall have a U

frame to permit

recessed mounting in push button housing.

2

.

Switch shall have a maximum operating force of 5 pounds and a minimum release force of 2.5

pounds.

Where a pedestrian push button is attached to a pole, shape the housing to fit the curvature of the po

le

and secure it to provide a rigid installation. Provide saddles to make a neat fit.

Where a pedestrian push button is to be mounted on top of a 2

1/2 inch diameter post, provide the

housing with a slip

fitter with screws for securing to the post.

Install the push button and sign on the crosswalk side of the pole. Install indicator lights when spec

ified.

Pedestrian push button signs. Conform to the details in the

ASDS

. Install push button signs and The

Meaning of Pedestrian Signals stickers, R9

4, above each push button. Push button signs shall be R10

4B

(R

or L) with the arrow pointing in the direction of the appropriate crosswalk. Install the sticker

immediately above the push button and below the sign. When channel is used for mounting push button

signs, tap the top and bottom sign bolts into the pole.

660

3.15 FLASHING BEACONS.

Each beacon shall consist of a single section traffic signal head,

conforming to the provisions in Subsection 660

3.09 with yellow or red lens as shown on the Plans.

Each flashing beacon control unit shall consist of a circuit breaker, flasher, and terminal block hous

ed in

a single enclosure. The enclosure shall be

NEMA

Type 3R, and shall be provided with top

hinged

cover, hasp for sealing cover and, provisions for locking.

Switches shall be 20 ampere, single

pole, 120 volt, AC. Mount switches at the top and center of the

dead front panel.

The flasher shall be a solid state

NEMA

Type 3 meeting the requirements of

NEMA

Standards

Publication No. TS 1

1989, Traffic Control Systems.

Terminal blocks shall be rated at 20 amperes, 600 volts, shall be molded from phenolic material, and

shall be the barrier type with plated brass screw type terminals and integral type marking strips.

When installing flashing beacons adjacent to or in conjunction with a traffic signal system, install t

he

flasher control in the controller cabinet.

Furnish and install a radio interference and transient suppressor in the enclosure. The enclosure shal

l

meet the requirements of Subsection 660

3.05.1.d.(3) and (4).

660

3.16

LUMINAIRES

.

High pressure sodium horizontal burning unit with a light distribution type

as shown on the Plans.

Where noted on the traffic signal modification plans, provide 400 watt high pressure sodium, mast arm

mounted

cobra head

type

luminaires

with slip

fitters designed for mounting on 2 inch nominal

diameter standard pipe.  See traffic signal plans for additional requirements.

Highway

luminaires

shall conform to plan sheets E16 and J12, and to the requirements of Section 660.

The

luminaire

finish shall conform to subsection 660-2.16, painting and match the color of the poles.

The

luminaire

for the bus shelter shall conform to sheet E3 and to the requirements of Section 660.

All lenses shall be of the refractor type. Refractors shall be made of

borosilicate

glass, unless

polycarbonate

resin refractors are called for in the Plans.

When

polycarbonate

resin lenses are called for, mold the lens in a single piece from

polycarbonate

resin

when approved for use by the manufacturer. Do not use reworked compound whose properties have

been impaired by previous molding operations. Use lenses free from cracks, blisters, burns, and flow

lines, and furnished with the natural molded surface. Lenses shall be of uniform density throughout an

d

shall be free from air, gas, or moisture pockets, and uncured areas, as consistent with good

manufacturing practice. Lenses shall be transparent with a clear bluish tint and shall be produced fro

m

resin which has been suitably ultraviolet stabilized to reduce the effects of ultraviolet radiation on

their

color properties.

Use resins which meet the requirements for the self

extinguishing classification of ASTM D 635. Resin

shall have a minimum impact strength,

Izod

notched of 12.0 ft. lbs./inch when tested according to

ASTM D 256, Method A, using a 1/8 inch x

1/2

inch bar molded according to ASTM recommended

practice.

Furnish a certificate of compliance from the lens fabricator that all requirements contained in the

paragraph above have been met.

Mount the refractor in a door frame assembly which is hinged to the

luminaire

at the house side and

fastened at the street side with an automatic type latch.

Force the refractor and door frame assembly upward at the street side by spring pressure, against the

gasket seat, when in the closed and latched position.

Gasket material must be capable of withstanding the temperatures involved and be securely held in

place.

Manufacture all parts of the

luminaire

from corrosion

resistant materials.

When cut off fixtures are specified, the optical assembly must provide 90 degree cutoff and shielding;

consist of a die cast aluminum lens holder with a aluminum

alglas

finish,

hydroformed

gasketed

reflector,

and a heat impact resistant mogul multiple screw shell socket with lamp grips. The adjustable socket

holder shall have 2 vertical positions. The optical assembly shall contain an activated charcoal filte

r

which prevents particulate and gaseous contamination. The reflector shall be specifically designed to

produce an ANSI,

IES

(MC

III, S

C

II) light distribution when used with 200 through 400 Watt High

Pressure Sodium lamps. The fixture shall have a flat plate glass lens and no part of the lens shall pr

oject

below the metal housing of the

luminaire

.

Submit the manufacturer

s

luminaire

specifications and photometric data for approval, per Subsection

660

1.03.

660

3.18 ILLUMINATION CONTROL.

Use photoelectric controls capable of switching multiple

lighting systems directly.

Photoelectric Control

1

.

The control shall consist of a photoelectric unit which shall cause a

contactor

to be energized,

thus controlling the lighting circuit.  Photoelectric units shall be designed for pole top mounting

and include a slip

fitter, terminal block, and cable supports or clamps to support pole wires.

Photoelectric Unit

1

.

The photoelectric unit shall consist of a light sensitive element connected directly to a normally

closed, single pole throw control relay without intermediate amplifications.

2

.

The unit may be either the horizontal sensing or zenith sensing type and shall conform to the

following:

a

.

A supply voltage rating of 60 Hz, 105

277 volts.

b

.

A maximum rated load at a minimum of 1,800 volt

amperes.

c

.

An operating temperature range from

40

C to +66

C.

d

.

A power consumption of less than 10 watts.

e

.

A unit base with a 3

prong,

EEI

NEMA

standard, twist

lock plug mounting.

3

.

Units for highway lighting shall have a

turn

on

between 10.8 and 54 lux and a

turn

off

at

between 1.5 and 5 times

turn

on.

4

.

Units for illuminated signs shall have a

turn

on

level of between 215 and 270 lux. (

Turn

on

level specified above corresponds to a switching level of approximately 430 to 540 lux

measured in the horizontal plane.) "Turn

off" level shall not exceed 3 times

turn

on

level.

5

.

Measurements shall be by the procedures set forth in

EEI

NEMA

Standards for Physical and

Electrical Interchangeability of Light

Sensitive Control Devices Used in the Control of

Roadway Lighting.

6

.

The photoelectric control unit shall plug into a phenolic resin twist lock receptacle, adjusted to

north sky set in a cast aluminum mounting bracket with a threaded base. When installed on the

top of steel poles, install the bracket in the center of the rain cap. Secure it with a locknut and

make watertight with a fillet of silicone caulking compound. When installed on wood poles or

Type 1 or 1A Load Centers, couple the bracket to the end of a rigid metal conduit.

7

.

Screen photoelectric units to prevent artificial light from causing cycling.

660

3.19 BALLASTS.

Include ballasts for high intensity discharge lamps as an integral part of each

luminaire

and design for the voltages and lamp types specified in the Plans or Special Provisions. The

current needed to start the lamps shall be less than the operating current.

Ballasts shall be the regulator type with copper windings electrically isolated from each other, and s

hall

start and operate the lamps in temperatures down to

40

C. The allowable line voltage variation shall

be at least plus and minus 10%.

Equip high

pressure sodium

luminaires

with magnetic regulator ballasts with the following additional

operating characteristics:

1

.

The lamp wattage regulation spread at any time over the life of the lamp shall not exceed 18%

of nominal lamp watts at plus and minus 10% line voltage variations.

2

.

With nominal line and lamp voltages, the ballast shall regulate the lamp output to within 5% of

the ballast design center, and sustain lamp operation with a minimum 60% voltage drop lasting

4 seconds or less.

Submit the ballast manufacturer

s specification sheets for review and approval.

660

3.21 SALVAGING OR REUSING ELECTRICAL EQUIPMENT.

Salvage and deliver

existing electrical equipment, including, but not limited to controller assemblies, signal equipment,

luminaires

, lighting standards, banners, banner brackets, signal poles and mast arms, service equipment,

and junction box lids to a location indicated on the Plans, the Special Provisions, or by the Engineer

.

For salvaged electrical equipment,  the Contractor shall contact the following:

Name

Agency

Phone No.

Salvaged Electrical Equipment

John

Rodda

MOA

694

2011

banner brackets and banners attached to

lighting standards

Phil Saunders

MOA

343-4557

service equipment, lighting standards, mast

arms and

luminaires

Bill Snyder

MOA

343-8355

controller assemblies, signal equipment,

and junction box lids

Jerry Reed

DOT&PF

269

5639

traffic signal poles and mast arms

a minimum of 48 hours in advance,

to coordinate location and time of delivery.

The Contractor and the Engineer shall inventory all equipment and materials to be salvaged or reused.

Perform the inventory within 15 days following the Notice to Proceed. Note on the inventory the

location and condition of all materials to be salvaged or reused.

When a controller assembly is to be salvaged, the salvaged material shall include the controller unit,

timing modules, switches, detector control units, conflict monitor unit, and all other equipment conta

ined

in the controller cabinet prior to award of the Contract.

When existing electrical equipment is to be reused, furnish and install all necessary materials and

equipment, including signal mounting brackets, anchor bolts, nuts, washers, and concrete as required t

o

complete the new installation. Clean,

relamp

, and recondition all traffic signal, flashing beacon, and

lighting fixtures to be reinstalled according to Subsection 660

2.16.2. You may elect to use

new

equipment if you determine that it will be more cost effective than reusing the old equipment called f

or in

the Plans and/or Special Provisions. If using new equipment, notify the Engineer when submitting the

equipment list(s) and drawings per Subsection 660

1.03. Include the

submittals

for the items proposed

for use in lieu of the reused equipment with this

submittal

.

Replace salvaged materials required to be reused and found to be unsatisfactory by the Engineer with

new material. Replacement will be paid for as extra work under Subsection 109

1.05.

Remove and salvage electrical equipment without damage.  Replace at your expense any of the above

mentioned electrical equipment that has been damaged or destroyed by your operations.

Exercise caution when salvaging the

electrolier

at approximately 23+00 Right.  The Eagle River U.S.

Postal Service Post Master has indicated that this

electrolier

is fed from the Eagle River U.S. Postal

Service building power.  Coordinate with the Eagle River U.S. Postal Service Post Master to terminate

this feed per code.  Remove branch feeder conductors and all visible conduit to source, patch and

repair surfaces made visible by conduit removal to receive suitable finish.

Underground conduit, conductors, foundations, junction boxes, detector loops, traffic signal poles, ma

st

arms, and other lighting and signal related equipment, not reused or accepted by MOA and the

Department, shall become the property of the Contractor and shall be removed from the highway right

of

way. If said materials, except conductors, cables, traffic signal poles and mast arms do not interfere

with other construction, they may, with approval, be abandoned in place with a credit taken by the

Department. To limit future operation and maintenance concerns, remove all cables and conductors

from any conduits that will be abandoned in place. Foundations abandoned in place shall conform to

the requirements of Subsection 660

2.03.

Fill holes formed by removing junction boxes and foundations with material equivalent to the

surrounding material and compact to the same density.

660

3.24 SIGNAL SYSTEM TIMING AND ADJUSTMENTS.

Municipality of Anchorage

traffic signal personnel will perform the following functions on this project:

1

.

Controller Cabinet Preparation

.  Ship traffic controller cabinet(s) and equipment to the Municipality

of Anchorage Traffic Signal Maintenance lab at 3650 E. Tudor Road, Building C.  The

Municipality will inspect cabinet wiring, burn in signal equipment, customize cabinet(s) for desired

operation, and test in accordance with Subsection 660

3.07, Shop Tests.

2

.

Loop Detector Wiring

.  The Municipality of Anchorage will test and perform tie down for all traffic

loop detectors.  You will be responsible for preparing the lead

in cables for tie

down.  This

includes labeling, insulation stripping, and fitting with termination connectors.

3

.

Control Cable Wiring

.  When an existing active signal system is being modified, the Municipality

of Anchorage will terminate all control cables within the traffic signal controller cabinet.  You will

be responsible for preparing the cables for termination.

4

.

Timing Adjustments

.  During the project the Municipality of Anchorage may be required to adjust

the system and intersection operational times to accommodate project conditions.

5

.

Interconnect Wiring

.  The Municipality of Anchorage will splice, test, and perform tie

down for all

interconnect wiring operations.

660-4.01 METHOD OF MEASUREMENT.

Item 660(1A), Traffic Signal System, Regency Drive (South).

By the lump sum, for all future

traffic  junction boxes, conduits, and other materials required, complete and in place.

Item 660(1B), Traffic Signal System, Regency Drive (Nort

t

h).

By the lump sum, for all future

traffic  junction boxes, conduits, and other materials required, complete and in place.

Item 660(9), Bored Casing.

By the meter along the slope of the bored or jacked casing for the actual length

bored or jacked, in place.

Item 660(11), Traffic Loop.

By each loop unit, complete and in place, including all conduit, conductors,

and other equipment to the nearest junction box.

Item 660(13), Relocate

Electrolier

.

By each complete unit, removed, relocated, reinstalled, and functional.

660

5.01 BASIS OF PAYMENT.

At the contract unit price for each of the pay items listed below that

are shown on the bid schedule.

Sign removal and reinstallation required to install foundations, conduits, and junction boxes is subsi

diary.

Minor conduit routing changes as directed are subsidiary to existing contract pay items.

Item 660(1A), Traffic Signal System, Regency Drive (South).

Includes all labor, materials, tools,

equipment, and supplies required to install future traffic signal junction boxes and related

conduits.   Each conduit shall contain a pull rope and conduit ends shall be capped or plugged to

exclude water.

Item 660(1B), Traffic Signal System, Regency Drive (North).

Includes all labor, materials, tools,

equipment, and supplies required to install future traffic signal junction boxes and related

conduits.   Each conduit shall contain a pull rope and conduit ends shall be capped or plugged to

exclude water.

The lump sum payment for traffic signal system modifications will include all labor, materials, tools,

equipment and incidentals necessary to modify the traffic signal system.  The work will consist of rem

oving

and installing signal poles, signal pole mast arms,

luminaire

mast arms,

luminaires

,

Opticom

detectors, signal

heads, push buttons, junction boxes, conduit, conductors, removing or obliterating signal pole foundat

ions,

removing load centers, shoring signal poles and electroliers, and all other work necessary to modify t

he

traffic signal system.

Payment will be made under:

Pay Item No

.

Pay Item

Pay Unit

660(1A)

Traffic Signal System Complete,

Lump Sum

Regency Drive (South)

660(1B)

Traffic Signal System Complete

Lump Sum

Regency Drive (North)

660(2)

Flashing Beacon System Complete

Lump Sum

660(3)

Highway Lighting System Complete

Lump Sum

660(7A)

Temporary Signal System Complete,

Lump Sum

Old Glenn Highway and Business Boulevard

660(7B)

Temporary Signal System Complete,

Lump Sum

Old Glenn Highway and Eagle River Loop Road

660(8)

Temporary Illumination System Complete

Lump Sum

660(11)

Traffic Loop

Each

660(14)

Salvage Existing

Electrolier

Each

660(16A)

Traffic Signal Modifications At

Lump Sum

Old Glenn Highway and Business Boulevard

660(16B)

Traffic Signal Modifications At

Lump Sum

Old Glenn Highway and Eagle River Loop Road

660(17)

Signal System Timing and Adjustments

Contingent Sum

SECTION 661

.ELECTRICAL LOAD CENTERS

661

1.01 Description.

Add the following

:

Type 1A:

Pad mounted with underground service (small)

Add

the

following

subsection

:

661-1.02 EQUIPMENT LIST(S) AND DRAWINGS.

The Contractor shall submit for review and

approval, within 30 days following award of the contract, 8 collated copies of a portfolio of equipmen

t and

materials which he proposes to install. The portfolio(s) shall consist of a table of contents which in

cludes

each item's intended use(s) and the following:

1.

For materials on the Approved Products List: a description that includes product name, manufacturer,

model or part number, and the conditions listed for approval.

2.

For materials not on the Approved Products List: catalog cuts that include the manufacturer's name,

type of product, size, model number, conformance specifications, and supplemented by other data as

may be required, including manufacturer's maintenance and operations manuals, or sample articles.

This information may be included in the portfolio for 660 items.

The Department will not be liable for any material purchased, labor performed, equipment used, or dela

y

to the work before all equipment and materials have been reviewed and approved.

661

2.01 MATERIALS.

Delete the second paragraph and substitute the following

:

The load center must be labeled as a unit by an Approved Independent Electrical Testing Laboratory (su

ch

as UL, ETL,

CSA

, etc.) Defined by ANSI Standard Publication Z34.1

Third

Party Certification Programs

for Products Processes and Services

and conform to applicable published standards noted herein, the

Plans, and Standard Specifications.   The load center must be labeled as service entrance equipment.

Perform welding according to

AWS

Structural Welding Code D1.1

Steel and

AWS

Structural Welding

Code D1.2

Aluminum.

All electrical materials, devices, fittings and hardware shall be listed by Approved Independent Elect

rical

Testing laboratories; such as UL, ETL, CSA, etc, and conform to applicable PUBLISHED NEMA and

ANSI standards. Service disconnects shall be labeled as suitable for use as service equipment by the

equipment testing laboratory.

Delete the fourth paragraph and substitute the following

: The service rating shall be single

phase, three

wire

120/240 volt, or 240/480 volt circuit breaker panelboards, with separate neutral and ground busses. Th

e

rating of the main circuit breaker and/or power bus shall be equal to, or exceed the rating noted on t

he

Load Center Summary for each location. Nominal bus bar ratings for circuit breaker panels are 70, 100,

125, 150, 200, 225, and 400 amp. Load panels shall conform to Federal Specification W

P

115C Type

I, Class 1

Circuit breaker Panelboards. Three

phase, four

wire load centers rated 120/208 volt and

277/480 volt shall be used when specified in the load center summary. Unless otherwise noted, the

interrupting capacity of the circuit breakers shall not be less than 10,000 AIC at rated voltage.

In the sixth paragraph, change

XHHW

to

XHHW

2".

Delete the eight paragraph and substitute the following

: Circuit breakers shall be molded

case thermal

magnetic types, and single trip indicating switch handle. Shall have an enclosed toggle type operating

mechanism with quick

break/quick break action and shall have a trip

free disconnect from the switch

handle that will prevent the contacts from being held in the closed position. The circuit breakers sha

ll have

the frame size, interrupting capacities and trip indicators clearly marked on the case. Multi

pole circuit

breakers shall have a common trip mechanism. Contacts shall be silver alloy enclosed in an arc quenchi

ng

chamber. Overload trip ratings shall be self compensating for ambient temperatures from

10

C. To 60

C.

Minimum interrupting ratings for circuit breakers shall not be less than 10,000 AIC at rated voltage.

Series

interrupting capacity ratings of circuit breakers is permitted.

Delete the eleventh paragraph and substitute the following

: All meter sockets mounted in Type 1 load

centers with internal mounted meters shall be equipped with manual circuit closing by

pass devices. The

by

pass devices may be either the link or lever types. The horn and sliding types are not acceptable. All

load centers with internal mounted meters shall be safety socket type, i.e. with provisions for deener

gizing

the meter jaws. The test section cover shall be sealable with a .047 inch stainless steel bail padlock

.

Delete the twelfth paragraph

.

Delete the thirteenth paragraph and substitute the following

: Transformers in load centers containing load

panels of different nominal voltages, shall be isolated winding types with primary and secondary volta

ges,

and KVA ratings as noted on the plans. Transformers shall carry rated volt ampere rating continuously

without exceeding a 115

o

C temperature rise above a 40

o

C ambient temperature.

Where installed outside of the load center enclosure, the transformer, shall be a non

ventilated type

fabricated from aluminum, stainless steel, or galvanized steel, and filled with high

melting point, thermal

setting, or epoxy insulating compounds to prevent moisture from entering the winding enclosure. Enclos

ures

fabricated from sheet metal shall be coated with moisture resistant paint. Transformer leads shall be

insulated with non

hygroscopic material and shall extend 9 inches beyond the winding chamber seal.

Add the following to the last paragraph: Repair damage to galvanized coatings meeting AASHTO M 36.

Add

the

following

: The Type 1 and Type 1A load center enclosure shall be as detailed on regional standard

drawings issued with the plans. Type 2 and Type 3 load center enclosures shall be NEMA type 3R unless

otherwise noted on the plans. Enclosures for load centers installed in corrosive atmosphere locations,

or

subject to wind blown salt spray shall be NEMA 4X when designated on the plans.

661-3.01 CONSTRUCTION REQUIREMENTS.

Delete the third paragraph and substitute the

following

: The Contractor shall install a rigid metal conduit of the size shown in the plans, at a 30 inch dept

h,

from the load center and extend it to a location 2 feet from the power source. He shall install a pull

rope

or wire, 200 pound test, in the conduit, cap the end, and mark the terminus with a 40 inch long 2x4 in

ch

wood stake or No. 6 rebar with a large radius protective cap, driven so that the end of the stake or r

ebar

extends 2 inches above the ground.

In the fifth paragraph

,

replace

UL labeled

with the phrase

listed by Approved Independent Electrical

Testing Laboratories

.

In the seventh paragraph, add the following to the end of the first sentence

: "for lighting and thaw wire

circuits".

Delete the ninth paragraph and substitute the following

: Load centers controlling lighting, or other automatic

function, shall contain a three

position switch, depicted in the load center drawings for each controlled

function. Contacts shall be rated 10 amps at the control voltage (240 volts minimum). Switch shall be

labeled "(Describe controlled function)" and the switch positions shall be labeled "Automatic", "Off"

and

"On". All fuses shall be mounted in dead

front fuse holders with lighted blown fuse indicators, and labeled

to indicate function and fuse amp rating. Fuse holders and control switch(s) shall be mounted in the l

oad

center distribution section.

Add

the

following

: Provide a typewritten circuit directory for each load panel, inside of the load center

door, protected by a plastic cover, describing each circuit. Circuit numbers shall be odd numbered on

the

left side of the panel, and even numbered on the right side. Provide a power and control one

line diagram

protected by a laminated plastic cover inside of the load center.  Include the following information o

n the

directory and one

line diagram: Load center identification (A, B, etc.), Project Name, Project number

(Federal/State), Service Voltage, and Date of installation.

661

5.01 BASIS OF PAYMENT.

Add

the

following

: Payment of any fees required by the local authority

for an electrical inspection and the costs of correcting the deficiencies noted during the inspection

shall be

considered incidental to the Section 661 items. (5/28/98)

R213

Add

the

following

pay

item

:

Pay Item No

.

Pay Item

Pay Unit

661(1A)

Load Center, Type 1A

Each

Add the following Section:

SECTION 662

SIGNAL INTERCONNECT

662-1.01  DESCRIPTION.  This item consists of all work required to furnish and install signal interconnect in conduit between the controller assemblies shown on the plans along the route indicated, or on a route as directed by the Engineer.  This item also includes the work to modify an existing interconnect system, including removal and disposal of existing conduit, cables, and junction boxes.

Where conduit is being installed for future interconnect use, install a pull rope and cap conduit ends to exclude water and debris.

662-1.02 REGULATIONS AND CODE.  Complete all work in accordance with these specifications

and Section 660, Signals and Lighting.

662-2.01 MATERIALS. Submit all materials for review and approval per the requirements of subsection 660-1.03, Equipment List and Drawings.

Furnish a 25 pair #19 telephone cable conforming to REA Specification PE-39 for the interconnect cable. Install the interconnect cable in a 2 inch galvanized rigid metal conduit in accordance with Section 660.

Encapsulate completed splices in waterproof reenterable type splice kits of the same type used for loop lead-in cable splices. REA Bulletin 344-2 entitled "Lists of Materials Acceptable for use on Telephone Systems of REA Borrowers" provides a list of acceptable splice materials.

662-2.02 JUNCTION BOX. Furnish pre-cast, reinforced concrete junction boxes conforming to the sizes and details shown on the Plans.  Install junction box lids made of cast iron.

662-3.01 CONSTRUCTION REQUIREMENTS.  The signal interconnect consists of cable, pull rope, conduit, elbows, sweeps, junction boxes, splice kits, other necessary hardware required to complete the

item, cable splicing, and the termination of conductors on terminal blocks.

Install the galvanized conduits at least 30 inches below finished grade.

Install junction boxes at all abrupt changes in conduit alignment and on 400 foot maximum centers. Angle points and curves with delta angles greater than 45 degrees constitute an abrupt change.  Install Type II junction boxes.  Complete all interconnect cable splices in Type II or III junction boxes. Complete all splices in accordance with Rural Electrification Administration (REA) Specification PC-2 for splicing telephone cables.  You may determine the locations for making signal interconnect splices. The Engineer, however, will not allow splices to be made at low points in the terrain or the bottom of sag vertical curves.  Keep splices in the interconnect cable to an absolute minimum, and get the splice locations approved by the Engineer beforehand.

Furnish the controller cabinets with terminal blocks for the interconnect cable.

The Municipality of Anchorage will splice, test, and perform tie-down for all interconnect wiring operations.

662-3.02 EXCAVATING AND BACKFILLING. Backfill the excavations according to Section 204".

The Engineer will not allow ripping or plowing for installation of conduit. Backfill around the galvanized conduit with a 6 inch lift of material free of rocks exceeding a 1 inch maximum dimension.

662-4.01  METHOD OF MEASUREMENT.  The Engineer will measure signal interconnect by the linear foot from the center of junction box to center of the next junction box, following the slopes of the existing ground.

662-5.01  BASIS OF PAYMENT.  The contract unit price paid per liner foot for signal interconnect constitutes full compensation for furnishing all work required to complete the work specified. Terminal blocks for the interconnect cable shall be paid under Item 660(1) Traffic Signal System Complete.

Removal and disposal of salvaged interconnect items is subsidiary to Item 662(1), Signal System Interconnect.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

662(1)	Signal System Interconnect	Linear Foot

(3/31/00)R67M98

SECTION 670

TRAFFIC MARKINGS

670

1.01 DESCRIPTION.

Delete

the

first

sentence

and

substitute

the

following

: This work shall

consist of placing methylmethacrylate pavement markings as designated on the plans.

670

2.01 MATERIALS.

Add

the

following

: Markings shall conform to Subsection 712

2.17,

Methylmethacrylate Pavement Markings.

Methylmethacrylate pavement markings shall be applied using an ambient temperature curing, two

component methylmethacrylate system for application on either asphalt or cement concrete surfaces.

The material shall be free from defects or imperfections which might adversely affect the

serviceability of the finished product. It shall be free from dirt and other foreign material and cure

to a tough serviceable film.

Glass beads for drop on application shall be those recommended in writing by the striping material

manufacturer and as approved by the Engineer.

670-3.01 CONSTRUCTION REQUIREMENTS.

Add

the

following

after

Item

3

:

4.

Methylmethacrylate Pavement Markings

.

A manufacturer's representative shall be present on the first day of striping and for all additional

days required by the Engineer.

The Contractor shall only install the methylmethacrylate materials when the following conditions

are met:

1.

New asphalt pavement has cured to the satisfaction of the manufacturer's representative.

2.

The asphalt pavement surface is thoroughly dry, and the pavement temperature is greater

than 32 degrees Fahrenheit and less than 105 degrees Fahrenheit.

3.

The pavement is clean. Remove all dirt, oil, grease, and other foreign matter by approved

methods from all pavement areas that will be painted.

The Contractor shall install the methylmethacrylate materials with spray type equipment mounted

on a truck, using equipment approved by the Engineer. The equipment shall produce markings with

clear

cut edges, a true and smooth alignment, and uniform film thickness. Use equipment made by

a company experienced in the design and manufacture of truck mounted sprayers. Minimum

requirements include the capability of striping two 4 inch yellow center lines and one 4 inch white

edge line simultaneously.

The Contractor shall protect the markings with traffic control devices until they have sufficiently

cured to prevent tracking by vehicles running over them. If the pavement markings are tracked, the

Contractor shall remove the errant markings at his own expense regardless of who is at fault.

Install the methylmethacrylate at the rate that yields a nominal thickness of 2.3 mils without beads

for all linear pavement markings.  For all word and arrow symbols, crosswalks and stop bars,

increase nominal thickness to 3.0 mils without beads.  Complete test strips at least once each day,

for each striping work shift per day, in order to verify thickness.  Submit test strips and results to

the

Engineer for acceptance.

From a mechanical dispenser, drop glass beads on the wet stripes at a uniform rate of 19 pounds per

gallon of methylmethacrylate material. Mount the mechanical dispenser no more than 1 foot behind

the spray nozzle.

670-4.01 METHOD OF MEASUREMENT.

Add

the

following after Item 5

:

6.

Gallon Basis

: The Engineer will measure the methylmethacrylate material used to form the

pavement markings accepted by the Engineer in gallons. The Department will limit the final

quantity to 115% of the plan quantity.

670-5.01 BASIS OF PAYMENT.

Add the following

:For the accepted methylmethacrylate volume,

the Department will pay the unit price bid to a maximum of 115% of the plan quantity. The plan

quantity was calculated using a nominal thickness without beads of 2.3 mils.

Add

the

following

pay

item

:

Pay Item No

.

Pay Item

Pay Unit

670(11)

Methylmethacrylate Pavement Markings

Lump Sum

(6/16/98)

R228

Add the following Section:

SECTION 680

TELEPHONE RELOCATION

680-1.01  DESCRIPTION.  The Contractor shall provide all labor, equipment and materials required to place the owner-furnished telephone manhole collars on existing manholes at the locations shown on the plans.  The term "manhole" as employed herein shall apply to either a telephone manhole, vault or handhole.  This work also consists of all labor, equipment and materials to complete the construction and installation of all telephone duct systems of multiple combinations of ducts or conduit, together with laterals.

The early transfer of completed sections between manholes will expedite the relocation of the telephone system.  The Contractor is encouraged to schedule an inspection for acceptance by the owning Utility so that cable pulling may commence.

The Contractor shall provide one set of red-line as-built drawings in accordance with the conditions prescribed herein.

This work will also be inspected by the Matanuska Telephone Association (MTA) with their instructions relayed to the Contractor through the Engineer.

680-1.02 QUALIFICATION OF CONTRACTORS.  All work performed under Section 680 shall be performed by a current MTA qualified Contractor.  A list of MTA 2001 Qualified Contractors is contained in Appendix F.  A Contractor not on this list and wanting to be qualified shall contact MTA for further information.  A Contractor not on the qualification list, but who is subsequently qualified by MTA, shall submit proof of qualification with the bid documents prior to bid opening. The bidder will be declared nonresponsive for failing to provide this proof.

680-2.01  MATERIALS.  The following materials shall be furnished by MTA at no cost to the Contractor:

1.	Manhole frames, covers and concrete grade rings.

2.	End bells, plastic or steel stubs, conduit caps and bushings.

3.	All 4" PVC schedule 40 duct and fittings.

4.	All PVC conduit, fittings and solvent cement.

5.	RAMNEK and gasket sealant material for manhole collars.

6.	Plastic conduit spacers.

7.	Measuring and pull tape.

All materials to be furnished by MTA will be located at MTA's warehouse, 1740 South Chugach Street, Palmer, except that 15,960 feet (14 pallets) of 4 inch PVC ducts shall be picked up at the Birchwood yard located at 19045 Birchwood Loop Road, Chugiak.  The Contractor shall provide the equipment necessary to load the conduit at the Birchwood Yard.

The Contractor shall be responsible for determining his material take-off requirements.  Within five (5) days of receipt of Notice-to-proceed, he shall prepare a complete itemized list of materials for the entire MTA project for submittal to MTA.  A list of materials needed at any one time will be delivered to MTA, through the MTA Engineering Department, at least 72 hours in advance of pickup time.  Material shall be picked up for the complete project and not on an as needed, or a daily basis. If material is ordered at least 72 hours in advance, MTA will stage the material for pick up.

The Contractor shall sign for materials at the time of receipt.  The MTA warehouse foreman will be available for material issuance between the hours of 8:30 AM to 3:30 PM daily except Saturdays, Sundays and MTA holidays.

Where it is necessary to open the warehouse for the Contractor's convenience and to procure special issuing of material other than during these normal working periods, the Contractor shall be billed for the time involved plus 25 percent handling overhead.  The hourly wage and quantity of time incurred shall be that indicated as being required under the existing MTA/IBEW union Contract. Storage and safekeeping of all materials after pickup from MTA shall be the Contractor's responsibility.  All unused materials shall be returned to the warehouse upon completion of the project.

680-3.01  CONSTRUCTION REQUIREMENTS.  The MTA Inspector through the Engineer reserves the right to suspend the telephone duct system installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections.  Suspensions of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

All temporary bridging for traffic utilized by the Contractor will be inspected and approved by the Engineer prior to installation.  This does not relieve the Contractor of responsibility for providing bridging of sufficient size or strength.  Any bridging open to public traffic will provide a smooth driving surface.

The Contractor shall be responsible for the locating, shoring and protecting of all property, (real and personal) in the vicinity of the project. While MTA has endeavored to reflect the location of all sewer, water, telephone and gas lines, key boxes, valves and poles on its drawings, it shall be the Contractor's responsibility to establish the location of each facility by calling for a field locate in accordance with subsection 105-1.06, Cooperation with Utilities.

Once work commences, the Contractor, the Engineer and MTA's Engineer/Inspector will meet at the end of each week to review the work to date, and plan the following week's work.  The Contractor must submit in writing, his anticipated hourly work shift schedule by  noon on the Wednesday prior to the work week.

All telephone manhole collars shall be installed to within an allowable tolerance of 1/2-inch of the plan location in any phase of the construction.  The Contractor shall backfill all manhole and trench excavations within 48 hours.

680-3.02  SURVEYING AND STAKING.  All manholes and telephone duct systems shall be located and staked by the Contractor at the elevations indicated on the plans.  It shall be the Contractor's responsibility to schedule a physical check of all line and grade prior to placing any manhole collars.  These elevation checks shall include bottom elevations and manhole top elevations, to assure adequate clearance for manhole frame and cover.  Grade stakes shall not exceed 50 feet separation, and all grade breaks will be staked.  All stakes will show offset from project centerline.

680-3.03  EXCAVATION.  The Contractor shall excavate for the manhole collars to the design depth of the top of the existing manhole.  A precast concrete traffic lid will then need to be removed to expose the roof opening prior to installation of the manhole frame, cover and grade rings.  The traffic lids shall be disposed of by the Contractor.  Trench excavation shall precede the laying of duct or conduit by a minimum of 100 feet.

680-3.04  BACKFILL AND COMPACTION.  Backfill shall be in accordance with Section 203, Excavation and Embankment.  All backfill for the telephone duct systems shall be compacted in 8-inch lifts to 95 percent of the maximum density in accordance with subsection 203-3.03, Construction of Embankment with Moisture and Density Control.

Backfill up to the bottom of trench grade, if necessary, shall be in compacted 8-inch lifts of material meeting the requirements of Section 204.  If large quantities of water are evident, the Contractor may elect to backfill with 2 to 6-inch coarse oversized rock overlaid with geotextile.  Compaction shall be by a minimum of 6 full width coverages with a mechanical compactor.  The ducts or conduit shall then be placed on a 4-inch sand bedding on the trench bottom, with the sand being water-compacted to 4 inches above the system.  The Contractor may then use such native materials as have been excavated from the trench and are designated as being useable for backfill above the duct encasement conduit sand bedding, up to the bottom of the roadway or pathway structural section.  Approval by the State Project Engineer is required.  The soil compaction of the trenches and manhole foundations shall be randomly tested at various depths by the Engineer.

680-3.05  MANHOLE GRADE RINGS, FRAMES AND COVERS.  The manhole frame and cover shall be set to the designed finished grade of the proposed paving or existing ground level as designated by the Engineer, and shall be brought to grade by installing courses of concrete grade rings.  There will be a minimum of one 12-inch lift ring and two 4 inch grade rings for each manhole, except as directed by the Engineer.  Those manhole covers located within the sidewalk or pathway shall meet the requirements of subsection 604-3.01, Construction Requirements.

While the plans indicate the ultimate elevation for the placement of manhole frames and covers, the Contractor shall field verify the exact elevations with the Engineer.

680-3.06  CONDUIT INSTALLATION.  All ducts and conduit shall be installed to conform to the line and grade shown on the plans or as directed by the Engineer.  All duct runs shall be labeled at their termination points as indicated on the plans.

The inside of all PVC conduit fittings and the ends of all PVC ducting shall be painted with PVC solvent cement as prescribed by the manufacturer to make a waterproof connection.

Throughout the project there are several curves where the PVC conduit will have to be formed in a smooth symmetrical curve.  Curves with radius's of 40' or greater shall be constructed using straight lengths of conduit glued and joined for the length of the curve and allowed to cure for approximately 1 hour before laying into the trench.  If additional deflection is needed, the Contractor may heat and bend the conduit in accordance with the manufacture's specifications.

The Contractor may be required to field bend the PVC conduit for roadway crossings as set forth on the plans, however, MTA will make available standard 11 1/4 and 22 1/2 degree PVC conduit elbows.  All PVC conduit that is formed and bent by the Contractor will be inspected by the Engineer prior to installation.  Any bent conduit that is deformed will not be acceptable, and will be removed and replaced at the Contractor's expense.

The Contractor shall design and provide all tie-down stakes to prevent the conduit form floating. He will be responsible for their effectiveness and shall bear all costs incurred if "floatation" or misalignment occurs.

Each night, or immediately upon completion of any phase of the telephone duct system installation, the Contractor will cap or plug the ducts to prevent any gravel or debris from entering.  All dirt, gravel and other debris shall be cleaned from the manholes and ducts prior to acceptance.  All duct ends not terminating in a manhole shall be capped or plugged.  If the end of the ducts are on the low end of the run, a 1/4-inch hole shall be drilled in the lowest point of the cap or plug, unless the run is below the water table.

All 4-inch conduit stacked two or more high shall be bound with a plastic conduit spacer provided by MTA.  Plastic spacers shall be placed a minimum of 3 three per 20' section staggered.  Poly banding furnished by the Contractor shall be installed a minimum of every third spacer.  When the conduits are stacked two or more high, the Contractor shall stagger all couplings at least 1'-0". Spacers shall also be required on two wide - one high laterals.

The Contractor is responsible for installing all items indicated on the plans.  The approval to backfill by the inspector does not limit the Contractor's responsibility of physically checking to assure that all items have been installed prior to backfilling.  Items omitted from the trench shall be added at the Contractor's own expense.

All ducts and conduit encasement shall be as specified on the construction drawings.  The bottom of the trench will be free of any large stones or rock and as smooth as possible.

After completion of the installation between manholes and laterals the Contractor, as a clearance test shall pass a ridged mandrel being 12 inches long and not less than 1/4 inch in diameter than the inside diameter of the PVC conduit.  The Contractor shall then leave in place the MTA provided measuring and pull tape.  The telephone duct system shall be mandreled and brushed prior to acceptance by MTA.

MTA will install and splice all of the telephone cables, as required.

680-3.07  AS-BUILT DRAWINGS.  One (1) final red-lined as-built drawings shall be delivered to the MTA Engineer/Inspector prior to final acceptance of the system by the MTA.  The Contractor shall maintain an accurate record of the underground location of all the telephone manholes, ducts and conduit installed on the  prints provided by MTA.  These shall include all line, grade and elevation changes.  As built drawings shall not be paid for separately, but shall be incidental to pay items defined in this section.

680-3.08  MTA PERSONNEL. For this project:

The MTA Administrator will be Sandy Berg...............................................761-2453

The MTA Engineer and Inspector will be Arja Offner or her designee........761-2546

680-4.01  METHOD OF MEASUREMENT.  Measurement for payment of cuts and conduit will be that horizontal distance from the outside of the manhole, or change in configuration to the outside of the next manhole or change in configuration.  MTA's Inspector is required to measure all underground ducting prior to the Contractor being allowed to backfill the trench.  The Contractor's responsible for these measurement completions, and payment will be made based on these measurements.

Item 680(5), Install Manhole Collars.  This unit shall include all labor and equipment to place concrete grade rings as required, and cast iron frame and cover to final grade in accordance with Section 604.  This unit shall also include removal of a precast concrete manhole traffic lid and delivery to the MTA Warehouse in Palmer, Alaska.

Item 680(10), Buried Magnetic Locator Assembly Unit.  This unit consists of one (1) buried magnetic locator module in place above a buried splice case or at other locations as specified by the engineer.  This unit shall include all labor, equipment and material to install one module as indicated on the construction drawings in accordance with the manufacturer's instructions.

Item 680(11A), Install Telephone Cables Into Existing Buried Plant Housing.  This unit consists of all labor, equipment and material necessary for the placement of new cable(s) into an existing buried plant housing.  This unit shall include all excavation, backfilling and tamping necessary for the rearrangement of the existing housing and cable(s), the installation and/or replacement of pea gravel, rearrangement of the existing cable "U-guard" and/or stub pole if necessary, and installing, rearrangement or replacement of bonding connectors and/or harnesses as necessary in accordance with RUS Splicing Standard PC2 and as specified by the Engineer.

680(11B), Relocate Buried Telephone Cable.  By the linear foot, measured horizontally for the actual length relocated.  This unit consists of all labor, equipment and material to relocate buried filled cable as specified by the Engineer and the plans.  This unit includes all excavation, backfilling and tamping necessary for the rearrangement and/or relocations of the buried cable, and all labor and material required in the repair and/or replacement of water and telephone facilities and any other property damage except loss or damage to crops, gardens, ornamental flowers or trees in the construction corridor necessarily incidental to the construction of the project and not caused by the negligence of the Contractor.  All work shall be performed as required in accordance with Federal, State and/or local permitting agencies and/or construction standards in effect at time of bid.

680-5.01  BASIS OF PAYMENT.  At the contract unit price for each of the pay items listed below that are shown on the bid schedule.  The contract unit price shall include all labor, equipment, tools and incidental materials necessary to install materials approved by the Engineer in conjunction with MTA.

The unit bid prices shall include all necessary excavation to plan grade, and backfill of native materials outside the normal lines of the roadway structural section.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(3) Unclassified Excavation.  Backfill, either Borrow, Type A or oversized rock, to replace unsuitable material will be paid under Item 203(6A), Borrow, Type A.

Payment for placement of 4-inch conduit will be the horizontal length of the conduit run, times the conduit configuration unit bid price.  Minor conduit routing changes as directed are subsidiary to existing contract pay items.

Payment will be made under:

Pay Item No.	MTA Description	Pay Item	Pay Unit

680(4-2A)	UD(2x14")E	2-4-inch Concrete Encased

Telephone PVC Duct	Linear Foot

680(4-3A)

UD(1x34")E	3-4-inch Concrete Encased

Telephone PVC  Duct	Linear Foot

680(4-4A)

UD(1x44")E	4-4-inch Concrete Encased

Telephone PVC  Duct	Linear Foot

680(45A)	UD(1x54")E	5-4-inch Concrete Encased

Telephone PVC Duct	Linear Foot

680(4-6A)	UD(2x34")E	6-4-inch Concrete Encased

Telephone PVC Duct	Linear Foot

680(4-6B)	UD(2x34")S	6-4-inch Sand Encased

Telephone PVC Duct	Linear Foot

680(4-8A)	UD(2x44")E	8-4-inch Concrete Encased

Telephone PVC Duct	Linear Foot

680(4-8B)	UD(2x44")S	8-4-inch Sand Encased

Telephone PVC Duct	Linear Foot

680(4-10A)	UD(2x54")E	10-4-inch Concrete Encased

Telephone PVC Duct	Linear Foot

680(5)	UM	Install Manhole Collars 	Each

680(10)	BM 55A	Buried Magnetic Locator Assembly Unit	Each

680(11A)	WBDC	Install Telephone Cables Into

Existing Buried Plant Housing	Each

680(11B)	WBFC	Relocate Buried Telephone Cable	Linear Foot

(1/17/01)

SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.01 ASPHALT CEMENTS.

Add the following

: Performance Graded Asphalt Binder shall

conform to the requirements of AASHTO MP1 and shall conform to the properties defined by

AASHTO T-53 and ASTM D5801 as pertaining to each grade.

Performance Graded Asphalt Cement

Property

Standard

PG 52-28

PG 58-28

PG 64-28

Softening Point

AASHTO T-53

(none)

120oF

125oF

Toughness (min)

ASTM D5801

(none)

110 inch-lb

110 inch-lb

Tenacity (min)

ASTM D5801

(none)

75 inch

-lb

75 inch-lb

(6/15/00)

R244

702

2.03 EMULSIFIED ASPHALTS.

Delete this subsection in its entirety and substitute the

following

:

The STE

1 cationic emulsified asphalt shall comply with the requirements listed below

when tested in accordance with ASTM D 244:

TESTS ON EMULSION

Viscosity, Saybolt Furol at 25

o

C

30 max.

Storage Stability, 1 day, %

1 max.

Demulsibility, 35 ml, 0.8% Sodium dioctyl

sulfosuccinate solution, %

25 min.

Sieve Test, % retained

0.10 max.

Particle Charge

Positive *

Distillation Oil by Volume of Emulsion, %

5 max.

Distillation Residual by Weight of Emulsion, %

45 min.

*

If particle charge test is inconclusive, materials having a maximum pH value of 6.7 will be

acceptable.

TESTS ON RESIDUE

Penetration, 25

o

C, tenths of a mm

100 min./200 max.

Ductility, 25

o

C, 5 cm/min., cm

40 min.

Solubility in Trichloroethylene, %

97.5 min.

702

2.04 STORAGE AND APPLICATION TEMPERATURES.

Add the following

to

Table

702

1

:

Type and Grade

of Material

Spray (

o

F)

Mix (

o

F)

Storage (

o

F)

STE

1

70

140

70

150

50

125

(6/14/95)

R183

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  FINE AGGREGATE FOR CONCRETE.

In the first sentence, insert

", class A,"

after

"AASHTO M 6".

Add the following:

AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface

abrasion, shall be 3.0.

703-2.02  COARSE AGGREGATE FOR CONCRETE.

In the first sentence, insert

", class B,"

after

"AASHTO M 80".  (5/12/89)M24

703-2.03  AGGREGATE FOR BASE.

Add the following to the list under the first paragraph:

Plastic Index      AASHTO T 90      6 max.    (5/7/91)M45

Delete Table 703

2 and substitute the following

:

TABLE 703

2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

Sieve Designation

Grading D

1

1 inch

100

inch

70

100

inch

50

79

No. 4

35

58

No. 8

20

47

No. 30

10

26

No. 50

6

19

No. 200

0

6

(9/14/93)

R117

Special Provisions

703

2.04 AGGREGATE FOR PLANT MIX ASPHALT PAVEMENT.

Replace

this

subsection

with

the

following

:

Coarse Aggregate

. Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed

stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality. All

material shall be free from clay balls, vegetative matter or other deleterious matters. Coarse

aggregate shall not be coated with dirt or other finely divided mineral matter. In addition, coarse

aggregate shall meet the following requirements:

Percent of Wear

AASHTO T 96

45 max.

Degradation Value

ATM T

13

30 min.

Percent Sodium Sulfate loss

AASHTO T 104

9 max.

(5 cycles)

Percent Fracture

ATM T

4

90 min. Single face (Type

IIA)

80 min. single face (Type

IIB)

Thin

Elongated pieces

ATM T

9

8% max.

Fine Aggregate

. Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of

AASHTO M 29, including S1.1, Sulfate Soundness Test.

Blended Aggregate

. The several aggregate fractions for the mixture shall be sized, graded, and

combined in such proportions that the resulting composite blend conforms to the grading

requirements of Table 703-3.  Blend sand and mineral filler shall be screened to pass the largest

sieve opening specified in the asphalt concrete gradation. The fraction actually retained between any

two consecutive sieves larger than the No. 100 shall be not less than 2 percent of the total.

TABLE 703

3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

Sieve Designation

Gradation Designation

Type I

Type II

Type III

1 inch

100

3/4 inch

75

90

100

1/2 inch

60

86

75

90

100

3/8 inch

50

78

60

84

75

90

No. 4

34

62

33

70

50

78

No. 8

24

52

19

56

32

60

No. 16

16

42

10

44

20

45

No. 30

10

32

7

34

12

34

No. 50

8

24

5

24

8

24

No. 100

5

16

4

16

4

15

No. 200

3

8

3

7

3

8

(2/4/00)

R200

703

2.07 SELECTED MATERIAL.

Add

the

following

to

Item

1.

,

Selected

material

,

type

A

: It

shall have 20 to 55 percent by weight of particles passing the No. 4 sieve.

Standard Modifications

703

2.09 SUBBASE.

Move the second sentence of the third paragraph to the second paragraph

.

(Degradation requirement applies to all gradings.) (5/7/91)

M46

703

2.10 POROUS BACKFILL MATERIAL.

Replace Table 703

7 with the following

:

TABLE 703

7

REQUIREMENTS FOR GRADING FOR

POROUS BACKFILL MATERIAL

Sieve Designation

Percent by Weight Passing

1

1/2 inch

100

1 inch

95

100

1/2 inch

25

60

No. 4

0

10

No. 8

0

5

(6/24/94)

R10

703

2.12 SAND BLANKET.

Sand blanket material shall contain no muck, frozen material, roots,

sod, or other deleterious matter. It shall have a plasticity index not greater than 6 (AASHTO T-90).

It shall meet the grading requirements of Table 703

8 (ATM T-7):

TABLE 703

8

REQUIREMENTS FOR GRADING FOR SAND BLANKET MATERIAL

Sieve Designation

Percent Passing by Weight

inch

100

No. 4

95

100

No. 200

0

6

SECTION 705

JOINT MATERIALS

Standard Modifications

705

2.05 FLEXIBLE WATERTIGHT GASKETS.

In the first paragraph, add

: "and precast

manhole sections"

after

"rigid pipe."

(7/2/93)

M56

SECTION 706

CONCRETE, CLAY, FIBER AND PLASTIC PIPE

706

2.07 CORRUGATED POLYETHYLENE PIPE.

Delete this subsection in its entirety and

substitute the following

: Corrugated polyethylene pipe shall conform to the following:

Culverts and Stormdrains

AASHTO M 294

Type S (double wall)

Underdrains

diameter less than 10 inches

AASHTO M 252

diameter greater than 10 inches

AASHTO M 294

(5/7/91)

S60

SECTION 707

METAL PIPE

707-2.02 BITUMINOUS COATED CORRUGATED STEEL PIPE, PIPE ARCHES AND

UNDERDRAINS.

Add

the

following

to

the

second

paragraph

: The full coating of the conduits shall

be in accordance with AASHTO M-190, Type D.

707-2.05 WATER CONDUIT.

Delete

this

subsection

in

its

entirety

and

substitute

the

following

:

1.

Applicable Standards for Water Conduit

. The most recent revision for the following

standards for the American Society for Testing and Materials (ASTM), the American

Association for State Highway and Transportation Officials (AASHTO), the American

Standards Association (ASA), and the American Water Works Association (AWWA) are

hereby made a part of these specifications:

AWWA/ANSI C104/A21.4-85

Cement Mortar Lining for Ductile Iron Pipe and

Fittings for Water.

AWWA/ANSI C105/A21.5-88

Polyethylene Encasement Ductile Iron Piping for

Water and Other Liquids.

AWWA/ANSI C110/A21.10-87

Ductile Iron and Gray Iron Fittings, 3

48 Inch, for

Water and Other Liquids.

AWWA/ANSI C111/A21.11-85

Rubber Gasket Joints for Ductile Iron and Gray Iron

Pressure Pipe and Fittings.

AWWA/ANSI C115/A21.15-88

Flanged Ductile Iron Pipe With Threaded Flanges.

AWWA/ANSI C150/A21.50-81

Thickness Design of Ductile Iron Pipe.

AWWA/ANSI C151/A21.51-81

Ductile Iron Pipe, Centrifugally Cast in Metal Molds

or Sand Lined Molds, for Water or Other Liquids.

2.

Ductile Iron Pipe and Fittings

.

a.

Pipe. Ductile iron pipe shall conform to AWWA C151, with cement mortar lining

meeting the requirements of AWWA C104. Class 52 ductile iron pipe shall be used

for water conduit between 3 and 16 inches in diameter unless otherwise indicated on

the plans.

b.

Fittings. All fittings shall be a minimum 250 psi pressure rating, mechanical joint or

all bell, either lined or unlined, either cast iron or ductile iron, unless otherwise

indicated on the plans or in these special provisions. All fittings shall meet the

requirements of AWWA C110.

Rubber gasket joints for ductile iron pipe and fittings shall conform to AWWA C111.

c.

Piping Joints and Connections.

(1)

Joint Tie Rods. Tie rods shall be all-thread black iron or mild steel and shall

be located symmetrically around the perimeter of the pipe, using anchoring

lugs of standard manufacture for attachment where required. Tie rods shall

be

-inch diameter on pipe 16 inches and less. There shall be 2 rods on pipes

12 inches and less and 4 each on pipes 14 inches to 16 inches in diameter.

707-2.06 SERVICE PIPE.

Delete

this

subsection

in

its

entirety

and

substitute

the

following

:

1.

Pipe

. Ductile iron pipe or soft drawn seamless copper type "K" shall be used for all water

service pipe. Galvanized pipe, asbestos-cement pipe and the use of lead-tipped gaskets shall

be prohibited.

2.

Key Box, Valve Box

. The key box shall provide clear and unobstructed access to a valve or

curb stop to enable the AWWU operation of the valve or curb stop. Key boxes or valve

boxes shall be furnished and installed in accordance with subsection 627-3.05, Valve Boxes

and subsection 712-2.11, Valve Service Boxes. AWWU key boxes shall not be in contact

with a natural gas main or service line.

707-2.07 SEWER CONDUIT.

Add

the

following

subsection

:

1.

Applicable Standards for Sewer Conduit

. The most recent revision for the following

standards for the American Society for Testing and Materials (ASTM), the American

Association for State Highway and Transportation Officials (AASHTO), the American

Standards Association (ASA), and the American Water Works Association (AWWA) are

hereby made a part of these specifications:

AWWA/ANSI C104/A21.4

Cement Mortar Lining for Ductile Iron Pipe and Fittings for

Water

AWWA/ANSI C105/A21.5

Polyethylene Encasement for Ductile Iron Piping for Water

and Other Liquids

AWWA/ANSI C110/A21.10

Ductile Iron and Gray Iron Fittings,

3

48 inches, for Water and Other Liquids

AWWA/ANSI C111/A21.11

Rubber Gasket Joints for Ductile Iron and Gray Iron

Pressure Pipe and Fittings

AWWA/ANSI C150/A21.50

Thickness Design of Ductile Iron Pipe

AWWA/ANSI C151/A21.51

Ductile Iron Pipe, Centrifugally Cast in Metal Molds

or Sand Lined Molds, for Water or Other Liquids

2.

Ductile Iron Pipe and Fittings

.

a.

Pipe. Ductile iron pipe shall conform to AWWA/ANSI C151/A21.51, with cement

mortar lining meeting the requirements of AWWA/ANSI C104/A21.4. Class 50

ductile iron pipe shall be used unless otherwise required.

b.

Fittings. All fittings shall be a minimum 250 psi pressure rating, mechanical joint or

all bell, either lined or unlined, either cast iron or ductile iron, unless otherwise

indicated on the plans or in these Special Provisions. All fittings shall conform to the

requirements of AWWA/ANSI C110/A21.10.

Rubber gasket joints for ductile iron pipe and fittings shall conform to AWWA/ANSI

C111/A21.11.

(10/1/91)

R75

SECTION 708

PAINTS

Special Provisions

708

2.01 PAINT FOR STEEL STRUCTURES.

Add the following:

6

.

The paint for steel sculpture shall conform to the requirements outlined below:

a

.

Primer.  The 1

st

coat shall be inorganic zinc primer with a minimum of 86% zinc in the dry

film at 75 microns dry film thickness per coat.

b

.

Intermediate Coat.  The intermediate coat shall be epoxy at 100

150 microns dry film

thickness.

c

.

Finish Coat.  The finish coat shall be acrylic aliphatic high gloss polyurethane at 75 microns

dry film thickness over smooth surfaces.  Additional thickness may be required over rough

surfaces for appearance. Color for all fence panels, posts, hardawre and banner posts shall

be Cobalt blue (RAL 5013)

.

SECTION 712

MISCELLANEOUS

Special Provisions

712

2.06 FRAMES, GRATES, COVERS AND LADDER RUNGS.

Add

the

following

: Ductile

iron castings shall conform to the requirements of ASTM A536 for grade 60

401. (9/1/89)

R78

712-2.12  HYDRANTS. Delete this subsection in its entirety and substitute the following:

1.	Fire Hydrants.  Fire hydrants shall conform to the minimum standards of AWWA C-502 for Dry Barrel Fire Hydrants.  They shall be Mueller Centurion or equal.  Also,  all fire hydrants shall meet the following requirements.

a.	All hydrants shall be supplied with a 5-inch main valve opening.

b.	All single pumper hydrants shall be furnished with a 6-inch ASA Class 125 standard mechanical joint end with two cast-on lugs for tie backs.  All double pumper hydrants shall be furnished with an 8-inch ASA Class 125 standard mechanical joint end with two cast-on lugs.

c.	All connections shall be mechanical joint unless otherwise indicated in the Special Provisions.

d.	Single pumper hydrants shall be furnished with two 2-inch hose connections and one 4-inch pumper connection.  The double pumper hydrants shall have one 2-inch hose connection and two 4-inch pumper connections.

e.	Unless otherwise specified in the plans, all hydrants shall be furnished with a barrel length that will allow a minimum of 10-foot bury.

f.	The main valves shall be of the compression type, where water pressure holds the main valve closed, permitting easy maintenance or repair of the entire barrel assembly from above the ground without the need of a water shut-off.

g.	All fire hydrants shall be furnished with break-away flange of the type which allows both barrel and stem to break clean upon impact from any angle.  Traffic flange design must be such that repair and replacement can be accomplished above ground.

h.	Painting and coating shall be in accordance with AWWA specifications.  The hydrant section from the traffic flange to the top of the operating nut shall be painted "Caterpillar Yellow".

i.	Operating and nozzle nuts shall be pentagon shaped with 1-inch point to flat measurements.

j.	All working parts shall be bronze of noncorrosive metal in accordance with the requirements of AWWA C-502.

k.	All hydrants shall be right hand opening (clockwise).

l.	Hose nozzle threading shall be in conformance with NFPA #194 for National (American) Standard Fire Hose Coupling Screw Threads.

m.	All hydrants shall have drain outlets at the base of the barrel.  Manufacturer plugs shall not be removed prior to installation.

2.	Auxiliary Gate Valves.  All gate valves shall be furnished and installed in accordance with subsection 627-3.04 and subsection 627-3.05.

3.	Leg Thaw Pipe.  The leg thaw pipe shall be stenciled with a 2-inch black letter "L", installed on the left hand side of the hydrant and fabricated into an "L" shape.  The vertical portion shall be 6 inches to the side and 3 inches to the rear of the traffic flange extending 15 inches above finished grade with no perforations.  The horizontal portion shall be 6 inches above and 6 inches to the side of the hydrant leg and shall be perforated with-inch diameter holes, spaced 1-foot apart facing the center of the hydrant leg.

4.	Barrel Thaw Pipe.  The barrel thaw pipe shall be stenciled with a 2-inch black letter "B" installed on the right hand side of the hydrant from 6 inches above the hydrant leg and extending 15 inches above finished grade, and installed vertically 3 inches to the rear and 6 inches to the side of the traffic flange.  The barrel thaw pipe shall be perforated with 1/4-inch diameter holes spaced 1-foot apart starting 18 inches below finished grade and facing the hydrant barrel.  A 1/4-inch machine screw shall be installed 1-inch below the cap to provide identification of the barrel thaw pipe.

5.	Tie Rods.  Tie rods must be -inch O.D. all-thread black iron or mild steel.

(10/1/91)

R76

712-2.14  PREFORMED PAVEMENT MARKINGS.

Add the following to paragraph A. under

Item 1., General Requirements:

The preformed ribbon shall consist of one solid piece of required

width and length.  In solid stripe area, the tape length shall, where possible, be a minimum of 100

feet.  (2/14/92)

R150

712-2.15 TEMPORARY RAISED PAVEMENT MARKERS.

Add the following

: The temporary

raised pavement markers shall be installed utilizing an approved raised pavement marker flexible

bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they

supplement, substitute, or serve as a positioning guide.

Add the following subsection

:

712

2.16 TEMPORARY RAISED PAVEMENT MARKERS FOR SHORT

TERM

OPERATIONS, SEAL COATS, AND SURFACE TREATMENTS.

The marker shall consist of

an L

shaped polyurethane body with retroreflective tape on the top vertical section and with a self

adhesive base. Both faces of the yellow marker and one face of the white marker shall be

reflectorized. The marker body shall be made from 0.060 inch minimum thick polyurethane; the

vertical leg shall be approximately 2 inches high by 4 inches wide and the base approximately 1

1/8

inches wide. The polyurethane body shall conform to Table 712

1.

The adhesive shall be factory

applied to the marker base, and made of a pressure

sensitive material,

a minimum 1/8 inch thick and 3/4 inch wide, with release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raise

d

pavement markers, the markers shall come with a protective cover made of clear flexible polyvinyl

chloride.

The reflective tape shall be metalized polycarbonate microprism retroreflective material with acrylic

backing or equal, a minimum 0.25 inch wide by 4 inches long, and provide the minimum optical

performance shown in Table 712

2, for an observation angle of 0.2 degrees.

TABLE 712

1

PROPERTY

RESULT

TEST METHOD

Specific Gravity (min.)

1.19

ASTM D

792

Hardness

80A

ASTM D

2240

Tensile Strength (psi, min.)

4600

ASTM D

412

Ultimate Elongation (percent, min.)

330

ASTM D

412

Modulus at 300 percent (psi, min.)

1000

ASTM D

412

Stiffness

@

20

o

F (psi, min.)

@ +72

o

F (psi, min.)

1700

900

ASTM D

1053

ASTM D

1053

Compression Set

22 hr. @ 70

o

C (percent, max.)

65

ASTM D

395

Taber Abrasion

CS17 wheel wt. loss (mg/1000 cycles)

3

TABLE 712

2

Horizontal Entrance Angle

Specific Intensity*

White

Yellow

0 degrees

3.5

3.0

30 degrees

2.7

1.7

* Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident

light.  (5/7/91)

S61

712

2.17 METHYLMETHACRYLATE PAVEMENT MARKINGS.

Add the following

subsection

:

Quality Requirements:

The markings shall be formulated and manufactured from

new materials. It shall be free from defects and imperfections that might adversely affect the

serviceability of the finished product. It shall be free from dirt and other foreign material and

cure within the time specified to a tough serviceable film. Part "A" resin system shall be methyl

methacrylate based. Part "B" shall be benzoyl peroxide in liquid plasticizer.

The quality of material supplied shall be that of Dura

Stripe Type V or equal.

Performance Properties:

Viscosity: 5,000

12,000 cps (ASTM D2196 Method B, LV Model, Spindle #4 at 60 RPM.

No Tract Time: Material shall be track free after 15 minutes when applied at 40 mils (ASTM

D711).

Hardness: Shore Durometer, A

1, 80 minimum after 24 hours.

Tensile Strength: At break, minimum 125 PSI (ASTM D638)

Percent Elongation: Minimum 20% (ASTM D638).

Water Absorption: Maximum 0.5% (ASTM D570).

Chemical Resistance:  Seven day immersion

Anti

freeze

No effect

Motor Oil

No effect

Diesel Fuel

No effect

Gasoline

No effect

Calcium Chloride

No effect

Sodium Chloride

No effect

Transmission Fluid

No effect

The marking compound shall be resistant to the effects of ultra

violet light.

Adhesion: To Portland Cement, minimum 2000 psi, to asphalt, dependent on tensile failure of

the substrate.

Skid Resistance: Minimum 45 (ASTM E303) in units (British pendulum).

Reflectivity: Initial, minimum 200 millicandella (as applied).

Composition:

The composition is at the discretion of the manufacturer, but shall be essentially

comprised of resins, reactive monomers, pigments, aggregate and glass beads. When mixed in

the stated ratio, the material shall cure to 99% minimum by weight and volume solids.

(6/16/98)

R228

SECTION 724

SEED

Special Provisions

724

2.02 MATERIALS.

Delete Table 724

1 in its entirety and substitute the following:

TABLE 724

1

SEED REQUIREMENTS

Seed Mix:  Type A

NAME

PROPORTION

BY WEIGHT

PURITY

GERMINATION

Annual Ryegrass

5%

90%

85%

Kentucky Bluegrass

Nugget

Merion

30%

25%

90%

90%

85%

85%

Boreal Fescue

40%

90%

85%

Delete this section in it's entirety except for Table 726

1 and substitute the following

:

SECTION 726

TOPSOIL

Special Provisions

726-2.01 TOPSOIL. Topsoil furnished by the Contractor shall consist of a natural friable surface soil without admixtures of undesirable subsoil, refuse, or foreign materials.  It shall be shredded and free from roots, hard clay, gravel, larger than 1 inch in any dimension, noxious weeds, tall grass, brush, sticks, stubble, or other litter, and shall have indicated by a healthy growth of crops, grass's, trees, or other vegetation that it is free draining and non-toxic.  Topsoil to contain not more than 10% gravel by dry weight of total sample.  For the purposes of this specification, gravel is defined per ASTM  D422 modified to include only material passing 1-inch and retained on the No. 4 sieve.

Topsoil shall conform to the following requirements, as tested using the procedures included in ASTM D422, ASTM D2974 and AASHTO T267.  The topsoil will be inspected and tested by the Engineer before approval will be granted for its use.

Topsoil Mix

Organic Material	15-25% by dry weight of total sample (Organic matter is to be

determined by loss on ignition of oven dried material in accordance with ASTM D2974)

Silt	25% to 45% by dry weight

Sand 	35% to 55% by dry weight

Fertilizer shall be of standard commercial types supplied separately or in mixtures, and furnished in moisture proof containers.  Each container shall be marked with the weight and the manufacturer's guaranteed analysis of the contents showing the percentage for each ingredient contained therein.

The proportion of chemical ingredients furnished shall be a mixture such as to provide the total available nitrogen, phosphoric, and potassium as required by the soil analysis.

Tolerances of the chemical ingredient shall be plus or minus 2%.

No cyanamid compounds or hydrated lime will be permitted in mixed fertilizers.

Limestone shall contain not less than 85 percent of calcium and magnesium carbonates.  Agricultural ground limestone suitable for application by a fertilizer spreader shall conform to the following gradation:

SIEVE DESIGNATION	MINIMUM PERCENT PASSING, BY

WEIGHT

No. 10	100

No. 20	90

No. 100	50

Pelletized limestone may be used subject to approval by the Engineer.

Sufficient fertilizer and limestone shall be applied to the topsoil such that the total natural and applied chemical constituents are within the following ranges:

Nitrogen	21-35 PPM

Phosphoric Acid	11-20 PPM

Potassium	76-150 PPM

Limestone	Sufficient to Attain a Ph of 6.0 to 7.0

The Contractor shall furnish soil analysis test reports which verify this.  Fertilizer and limestone shall be applied at the rates indicated by the soil tests and worked into the topsoil to a uniform depth of two inches.

Organic material for incorporation into topsoil, shall be partially decomposed peat moss.  Organic

material shall be from a source above the water table.  Peat moss may require chopping or shredding

to insure thorough mixing with the topsoil.

SECTION 729

GEOTEXTILES

Special Provisions

729-2.01 EMBANKMENT SEPARATION AND REINFORCEMENT.

Delete this

subsection in its entirety and substitute the following

:

Geotextile materials for embankment

separation shall meet the requirements of AASHTO M 288 for Separation (medium

survivability). The Apparent Opening Size (AOS) of the fabric shall be less than 0.6 mm.

Geotextile materials for reinforcement shall conform to AASHTO M 288 for Separation (high

survivability), except that the minimum permeability of the fabric shall be 0.010 cm/sec.

729-2.02 SUBSURFACE DRAINAGE AND RIPRAP LINER.

Delete this subsection in its

entirety and substitute the following

:

Geotextile materials for subsurface drainage shall meet the

requirements of AASHTO M 288 for Subsurface Drainage. The fabric shall be a Class B

material. The Apparent Opening Size (AOS) of the fabric shall be less than 0.6 mm.

Add the following subsection

:

729-2.04 SEDIMENT CONTROL.

Geotextile materials for Sediment Control shall meet the

requirements of AASHTO M 288 for Sediment Control. The Apparent Opening Size (AOS) of

the fabric shall be less than 0.84 mm.

(8/6/98)

R229

SECTION 730

SIGN MATERIALS

Standard Modifications

730-2.04 SIGN POSTS.

Under Item 2., a., replace the second sentence with the following:

Sheets

for post fabrication shall be zinc coated in accordance with ASTM A 525, coating designation G 90.

(7/2/93)

M57

Delete Item 4., "Multi

directional Breakaway Load Concentration Coupler Base Assemblies and

Coupler Hinge Plate", and substitute the following:

4.

Wide Flange Posts

.

a.

Steel for wide flange posts shall conform to AASHTO M 183.

b.

Post sizes shall be as designated on the plans.

c.

Posts shall be hot dip galvanized in a manner conforming to AASHTO M 111 after

fabrication. Any cutting of metal posts after hot dip galvanizing shall be

accomplished with minimum damage to the zinc coating and all exposed surfaces

shall be protected by treating the exposed area in the same manner as if it were

abraded or damaged.

d.

Galvanized surfaces that are abraded or damaged at any time after the application of

the zinc coating shall be repaired in accordance with the applicable provisions of

AASHTO M 36.

(5/7/91)

S43

APPENDIX B

REQUIREMENTS FOR

EROSION AND SEDIMENT CONTROL PLAN (ESCP)

AND

STORM WATER POLLUTION PREVENTION PLAN

(

SWPPP

)

APPENDIX A

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX C

MATERIALS CERTIFICATION LIST

APPENDIX D

TEMPORARY CONSTRUCTION PERMITS

APPENDIX E

ENSTAR

NATURAL GAS CONSTRUCTION REQUIREMENTS

APPENDIX F

MATANUSKA TELEPHONE ASSOCIATION (MTA)

LIST OF QUALIFIED CONTRACTORS