PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

(METRIC)

98M

SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Quantity Computations

b.	Cross Sections

c.	Geotechnical Report, "____".

d.	State of Alaska Department of Transportation and Public Facilities publication, Best Management Practices for Construction Erosion and Sediment Control and Maintenance and Operations Activities

e.	Department of Transportation and Public Facilities - Sign Face Fabrication Requirements

f.	Standard Specifications for Highway Construction (Metric) 98M. ($25.00)

2.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Utilities Engineer, (907) 269-0647.

3.	The Department has approved an environmental document addressing concerns and environmental commitments and is available for review in the office of the Preliminary Design and Environmental Coordinator, (907) 269-0534.

4.	A materials checkoff list for electrical items is in Appendix ____.

5.	This is to notify all bidders that effective January 1, 1998, contract items under Section 643, Traffic Maintenance, will no longer be creditable under the Disadvantaged Business Enterprise Program for DBE credit as subcontractable items. The only current exception is item 643(3), Permanent Construction Signs.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

6.	The Department’s procedure for providing for the costs of on-site flagging has changed. In recognition of the benefits derived from a well-coordinated flagging operation to both the traveling public and the Contractor’s operation, the Departments position is that the Contractor is a full partner in this contract and should participate in the cost of flagging. Therefore, the Department has changed the amount paid to provide flagging from a $45.00 / hour to a shared $32.00 / hour. The additional actual cost to provide a flagger will be considered as incidental to other items of work. This change will in no way relieve the Contractor from his responsibility to provide for safety and convenience of the public.

7.	In the case of a DBE Goal, the Department will modify the contract award process, as follows:

Before the award, the Department has been allowing a low bidder who did not submit sufficient good faith efforts (GFE) documentation to submit additional DBE participation to meet the goal stated in the bid documents then. The FHWA has informed us that this practice is not allowable. If the Contractor submits GFE documentation founded to be insufficient, the bidder is nonresponsive.

For contract DBE requirements, refer to Section 120, DBE Program.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

8.	The Materials Certification List (MCL) has been included in Appendix B.  This list is provided for the Contractor to determine which materials will require submittal to the project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

SECTION 101

DEFINITIONS AND TERMS

Standard Modification

101-1.03 DEFINITIONS. Add the following:

Interim Work Authorization. A written order by the Engineer initiating changes to the Contract, within its general scope, until a subsequent Change Order is executed.

## (06/25/99)M 68

Special Provisions

101-1.03 DEFINITIONS. Add the following definition:

NON-FROST SUSCEPTIBLE MATERIAL. Material that contains 6 percent or less passing the 0.075-mm screen as determined by sieve analysis performed according to ATM T-7 on minus 75-mm material. (02/18/00) R1M98

# SECTION 103

AWARD AND EXECUTION OF CONTRACT

Standard Modification

103-1.01 CONSIDERATION OF BIDS.  Add the following after item 9.:

In addition to the circumstances described above, the Contractor may request permission from the Contracting Officer to add or replace a listed subcontractor. The request must be made in advance, in writing, specifically detailing the basis for the request, and shall include appropriate supporting documentation. The Contracting Officer will approve the request if it is determined to be in the best interest of the State.

(10/28/99) M 84

103-1.02 AWARD OF CONTRACT.  In the third paragraph, change “practical” to “practicable”.

(06/25/99)M 69

SECTION 105

CONTROL OF WORK

### Standard Modification

105-1.02 PLANS AND WORKING DRAWINGS.  Replace the fifth paragraph with the following:

Upon receipt of an approved copy of the shop working drawings, the Contractor shall furnish to the Engineer:

1.	Enough additional copies to provide 8 approved sets of prints.

2.	One set of reproducible transparencies (polyester film).

3.	If requested, an electronic file in AutoCAD drawing interchange format (.DXF).

(09/30/99) M 85

Special Provisions

105-1.06 COOPERATION WITH UTILITIES. Add the following: The Contractor shall request locates from all the utilities having facilities in the area. The Contractor shall use the locate Call Center for the following utilities:

Locate Call Center Anchorage Area 278-3121 Statewide 800-478-3121 who will notify the following:

AT&T Alascom, Inc. Alaska Fiber Star Anchorage Telephone Utility Chugach Electric Association ENSTAR Natural Gas, Inc. GCI Communications Matanuska Electric Association Matanuska Telephone Association PTI Communications, Inc. Rogers Cablesystems

The Contractor shall call the following utilities and agency directly:

Alaska Railroad Corporation	265-2520

There are various utility appurtenances located within the project limits. Some of the existing utilities are scheduled for relocation as addressed in the following utility specific sections. The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

It shall be the responsibility of the Contractor to work around those utilities not designated for relocation in the plans and the following utility specific coordination. Any changes or additional relocation requested for Contractor convenience shall be at the Contractor’s expense.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required.

It is the Contractor’s responsibility to schedule and coordinate the utility relocations with project construction as set forth in Section 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required of the Contractor prior to utility relocation. Payment to the Contractor will be made as follows:

- Subsidiary to Item 642(1), Construction Surveying, if the Contractor is required to provide the surveying as part of the contract an/or

- Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of the Contractor’s two (2) week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer, fifteen- (15) calendar days advance written notice for required staking.

The Contractor will be required to provide the Utility Company’s fifteen- (15) calendar days advance written notice of the relocations described below to begin. The utility Company’s will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work prior to commencing with another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit the Contractor, through the Engineer, from working near the utility’s facilities when the ground is frozen. (2/1/00)R3M98

Specific coordination requirements for the specific utilities are included below for this contract:

ENSTAR:

- ENSTAR will relocate the two existing 150-mm PL gas mains between sta. 0+860 to 0+980 at the intersection of Knik-Goose Bay Road and Glennwood Avenue.  ENSTAR will install 3-mm PL gas main, to replace the two existing 150-mm PL gas mains between the referenced stations.

- ENSTAR will relocate existing 150-mm PL gas main along the north side of Glennwood Avenue, between sta. 0+980 to sta. 1+510. The new 150-mm PL gas main will be relocated to within 1.5 meters of the north ROW line.

- ENSTAR will install a new 50-mm PL service at sta. 1+090 and sta. 1+330. The new 50-mm PL will tie into the existing 50-mm PL on the south side of Glennwood Avenue.

- ENSTAR will install a new 16-mm PL service at sta. 1+407. The new 16-mm PL will tie into the existing 16-mm PL on the south side of Glennwood Avenue.

- ENSTAR will install new 50-mm PL between sta. 1+407 to sta. 1+510.  This 2 PL will provide a gas service tie-in for existing services on the south side of Glennwood Avenue.

- ENSTAR will install a new 50-mm PL at sta. 1+550, across the proposed Palmer-Wasilla Extension Highway.  The new 150-mm PL will tie into the existing 150-mm PL on the north side of Glennwood Avenue at sta. 1+560.

- ENSTAR will install new 50-mm PL between sta. 2+900 to sta. 3+040.  The new 50-mm PL will tie service line on the east ROW line, along the new Palmer-Wasilla Highway, from the Parks Highway to Rainier Drive.

- ENSTAR will abandon in place the existing 50-mm PL, along Rainier Drive.

NOTE:  ENSTAR WILL REQUIRE 45 DAYS TO COMPLET THEIR RELOCATION.

Matanuska Telephone Association (MTA)

- MTA will MTA will relocate fiber optic cable on south side of Palmer-Wasilla Highway between Sta. 524+15 and Sta. 531+10.  Relocation will be as follows:

a.	MTA’ shall relocate their underground duct system within 1.5 meter of the outside perimeter of the utility easement, between referenced stations.  MTA will install their duct system in a joint trench provided by MEA.  Coordination between MEA and MTA at the referenced locations is required.

- Relocation of duct system between Ellen Street, Sta. 524+15 and Daron Drive Sta. 531+10.

- MTA will install new cable vaults at Ellen Street and Daron Drive.

- MTA will install 1200 pr. cable between the referenced locations.

- MTA will install fiber optic cable between the referenced stations.

- MTA will install their facilities at a minimum depth of 1.2 meter below finish grade.

- MTA will relocate their 200 pr and 600 pr cable at sta. 26+90 right-in and sta. 52+10 Right-out, on approach’s from/to the Glenn Highway from/to Carrs on the North side of the Palmer-Wasilla Highway.

MTA will relocate their 200 & 600 pr cables where they intersect the referenced drives.

The cables will be installed in 100-mm schedule 80 conduit at a minimum depth of 1.2 meter below finish grade, at the referenced stations.

NOTE:  MTA will require 45 days to complete relocation of their facilities.

Matanuska Electric Association (MEA):

The MEA work will be divided in to five work orders consisting of one service relocation and four line extensions to feed new load centers as detailed below:

- Work Order 76881/1: Load Center A is to be installed at the southeast corner of the Palmer-Wasilla Highway/Knik-Goose River Road intersection at STA 1+020.0, MEA will provide power to this load center through existing transformer 593 at MEA pole K7-5W, running 33.3 m of secondary #1/0URD buried cable to the junction box. Additionally, MEA will retire existing single-phase meter, and replace it with a new single-phase meter at the load center.

The Contractor shall allow MEA one (1) calendar day to complete the installation after load center “A” has been approved by the Authority Having Jurisdiction.

- Work Order 76881/2: Load Center B is to be installed at the southwest corner of the Palmer-Wasilla Highway/West Riley Ave. intersection at STA 1+520.0, MEA will provide power to this load center through existing 5 kVA transformer 1181 at MEA pole K7-1, running (43.9 m) of secondary #1/0 buried cable to the junction box.

The Contractor shall allow MEA one (1) calendar day to complete the installation after load center “B” has been approved by the Authority Having Jurisdiction.

- Work Order 76881/3: Load Center C is to be installed southwest of Financial Dr., on the north side of the Palmer-Wasilla Hwy. at STA 2+880.0.  To provide power to this load center, MEA will first install a new 15 kVA single-phase pad-mount transformer GA11-3U, north of the new highway at about STA 2+875.  MEA will then connect GA11-3U to existing transformer GA11-2U, running 100 m of #1/0 primary buried cable between –2U and –3U.  MEA will then connect Load Center C to GA11-3U with an additional 14 meter of secondary #1/0 buried cable.

The Contractor shall allow MEA two (2) calendar days to complete the installation after load center “C” has been approved by the Authority Having Jurisdiction.

- Work Order 76881/4: Relocation of the overhead service to electric meter at the Wasilla Assembly of God church located at the Northwest corner of the intersection of the Palmer-Wasilla Highway and Glenwood Avenue is necessary because the existing overhead service is in conflict with lighting and signal poles where it crosses the intersection.  MEA will retire the overhead line that crosses the intersection diagonally from Pole K7-5W to pole MP1. A new junction box WB6-4-10AU will be installed over the underground primary distribution cable that runs along the west side of Knik Goose Bay Road terminating at pole WB6-4-10 that will be used to splice a lateral to feed a new 15-kVA transformer WB6-10A-1U that will provide a new underground service to the meter on pole MP1.

The Contractor shall allow MEA two (2) calendar days to complete the installation before signal/lighting poles are installed at this intersection.

- Work Order 76881/5: Service to Load Center “D”: The existing load center located at the northwest corner of the intersection of the Parks Highway / Palmer-Wasilla Highway - Rainier Street will be retired by the Department and will be replaced with a new Load Center “D” located at the southeast corner of the intersection of Old Matanuska Road and Financial Drive, MEA will retire the 25 kVA transformer on pole GA15 and retire the service between Pole GA15 and the existing load center.  MEA will install a new 15-kVA pad-mount transformer GA11A-1-1U with an underground primary service from GA11-1U, and will install a 46-meter underground secondary service from the transformer to Load Center “D”.

The Contractor shall allow MEA one (1) calendar day to complete the line extension to load center “D” after the load center has been approved by the Authority Having Jurisdiction.  The Contractor shall allow one (1) Calendar day to allow MEA to disconnect the existing transformer from their system before the existing load center is to be removed.

- MEA will provide electrical service connect to the contractor installed load centers.

- The Contractor will provide 15-day advance written notice to MEA for electrical service.

- The Contractor will provide a 15-day advance written notice to MEA before removing existing load centers.

ARRC:

The Contractor will give Alaska Rail Road a 15-day advance written notice, before starting work on the bridge abutment, bridge, retaining walls, or other work that requires flagging by ARRC.   Any electrical or conduit installation done within the vicinity of the road will have to be bored under the railroad.  Railroad closures will not be permitted.

105-1.12 LOAD RESTRICTIONS. Delete This Subsection in its entirety and substitute the following: The Contractor shall comply with all legal size and weight regulation of 17 AAC 25 and all restrictions in the “Administrative Permit Manual”

The Engineer may waive the permit requirements of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within the project limits when the Contractor submits an acceptable Traffic Control Plan, in accordance with 643-1.03.

Permits may be obtained from the Department’s Division of Measurements Standards & Commercial Vehicle Enforcement for movements of oversize and overweight equipment outside of the project limits. (2/18/99)R235

Overload and oversize permits are required to move the prestressed concrete girders between the Port of Anchorage or an Anchorage fabricating yard and the job site.  Unless otherwise permitted by the overload permit officer, any permit will be subject to the following limitations:

Maximum Single Axle Load						13,610 kg

Maximum Tandem Axle Load 					22,680 kg

Maximum Triple Axle Load						31,750 kg

Maximum Four Axle Load						40,820 kg

Maximum spacing of Axle Group					6.1-m center to

center axle groups

Minimum Spacing within Group					1.2 m center to

Center axles

Maximum vehicle speed on any Structure				5 km/h

The maximum axle loads tabulated above are applicable to hauling equipment with fixed axles only; variable load suspensions (VLS) axles shall not be considered part of an axle group for purposes of this specification.

Girder hauling methods, where one tractor is required to travel backwards, will not be permitted on public roads or streets for one-way travel distances of more than 16 kilometers (9.9) miles.

Vehicles shall cross structures at a constant speed with load centered on roadway and no shifting of gears.  Whenever the load exceeds 36,290 kg (80,006 lbs.), a walking flagman shall precede the vehicle when crossing structures.

This overload allowance shall not apply to the transportation of construction materials other than precast concrete girders.

All overload permits are subject to seasonal load restrictions.

Routing shall be as prescribed by the Permit Officer.  The Permit Officer may be contacted at (800) 478-7636 or (907) 345-7636.

Alternate axle configurations and loading which may reduce the overload movement restrictions and conditions may be submitted to the Engineer for review.

(01/08/97)R103m

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Delete the first paragraph and substitute the following: The Contractor shall maintain the work, and those portions of the project affected by the work, from the date physical construction begins until project completion. This maintenance shall be a continual and effective effort prosecuted day-by-day, with adequate equipment and forces to the end that the work, and those portions affected by the work are kept in satisfactory condition at all times.

The Contractor may be relieved of specified portions of this maintenance responsibility during a seasonal suspension of work (Subsection 643-3.04), following partial acceptance (Subsection 105-1.14), or following substantial completion (Subsection 108-1.07).  The Department will be responsible for routine snow removal and ice control on only those portions of the project, which are open for public use.

(2/18/99)R236

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Add the following Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district. (3/21/01)R93

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision. The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater. For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States. The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition. These processes include rolling, extruding, machining, bending, grinding, drilling, etc. The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore. It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework). Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement. There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision. Non-conforming products shall be replaced at no expense to the State. Failure to comply may also subject the Contractor to default and/or debarment. False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.

(08/31/99)S 13

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.02 PERMITS, LICENSES AND TAXES. Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715. If the Contractor discovers cultural resources during construction activities, stop work at that site and notify the Engineer.

Provide a wetland specialist able to conduct wetlands determinations and delineations in accordance with the Corps of Engineers 1987 Wetland Delineation Manual.  The wetland specialist shall conduct the determination and delineation’s of any site outside the project limits or not previously permitted, impacted by the Contractor's operations. These delineations will be subject to Corps of Engineers approval.

Provide the Engineer a copy of all permits or clearances received prior to using any site outside the project limits. Additionally, provide the Engineer a written statement that all necessary permits or clearances have been obtained. Also provide a written statement to the Engineer listing agencies or offices contacted which responded that no additional action is required.

107-1.08 RAILWAY-HIGHWAY PROVISIONS. Delete the first paragraph and substitute the following: If the Department determines that the construction of the project will require that materials be hauled across the tracks of any railway, the Department will make arrangements with the railway for the use of such crossings. The Contractor shall obtain permits from the Railroad if additional temporary crossings are needed. (2/18/99)R239

Delete the second paragraph and add the following:

- Definitions of Terms

- Railroad’s Chief Engineer – the person employed by the Railroad as head of its Engineering Department

- Field Representative – the person authorized to act for the Chief Engineer and the Alaska Railroad Corporation.

- ARRC Representative – the person appointed to act for the Chief Engineer and the Alaska Railroad Corporation, on site during field operations.  All authority given to the Chief Engineer will be assigned to this person regarding project decisions/actions.

- Facility – any improvements owned by the Department which are to be placed on Railroad property in accordance with a written permit executed by the Railroad and the Department.

- Railroad – the Alaska Railroad Corporation, P.O. Box 107500, Anchorage, Alaska   99510-7500.

- Railroad Property – all lands owned or withdrawn for the use of the Railroad, in and including the track right-of-way and communications pole right-of-way.

- Trackwork – all work on the line from the top of subgrade to the top of rail, including geotextile, when required.

- Track Materials – all hardware, excluding signals and controllers, associated with the running of a railroad.

i.	Contractor – any agent of the Permittee, including Contractors or subcontractors employed to construct, reconstruct, operate and /or maintain the Facility. The term “Contractor” shall be synonymous with the term “Permittee” when the Permittee performs the construction, reconstruction, operation and/or maintenance of the facility with its personnel.

j.	Permit Area – the space on ARRC property, which is or will be, occupied by the Facility plus reasonable working area and reasonable ingress and egress to the Facility.

- Permittee – the person, company or Governmental agency to whom the right to enter upon ARRC property was given in the form of written executed by the ARRC and Permittee.

- General Requirements.

- All construction, reconstruction, operation and maintenance on the Railroad Property shall be performed in compliance with these specifications.

- Failure to comply with these specifications shall result in the suspension of all work on Railroad Property.

- All negotiations between the Railroad and the Contractor shall be handled through the Department.

- All work on or about the Railroad Property shall be performed by experienced personnel in a safe and workmanlike manner in keeping with the approved Railroad practices, and as specified herein.  Railroad traffic and property shall be protected at all times.

- The safety and continuity of the operation of the ARRC shall be of first importance and shall be at all times protected and safeguarded.  The Contractor and his subcontractors shall perform and arrange their work accordingly.  The Railroad’s Field Representative shall decide all matters involving the safety of Railroad facilities and the operation of its railroad.  The approval of the Railroad’s Field Representative, when given, shall not be considered as a release from responsibility or liability for any damage which the Railroad may suffer or for which it may be liable, as a result of the acts of the Contractor, his subcontractor or employees.

- Roadway Worker Protection: The Contractor must develop a plan for compliance with federal Roadway Worker Protection (“RWP”) regulations (49 CFR 214). The Contractor shall submit the plan for review by the Railroad before any work within 100 feet (33 meters) of any track. The Contractor and the Railroad shall reconcile the plan with Railroad rules for RWP (ARRC Rule 58). The subsequent final RWP plan, when approved by the Railroad, shall apply to all the Contractor’s personnel, subcontractors and other site workers.

- Bridge Worker Safety Standards: For construction of a railroad bridge, the provisions of 49 CFR 214 regarding bridge worker safety apply. The Contractor must comply with this safety standard. The Contractor shall submit a plan to the Railroad to demonstrate compliance with this rule prior to beginning any bridge work.

- Whenever in the opinion of the Railroad’s Field Representative, the construction may cause a hazard to the safe operation of the Railroad, he may place at the site of the work the required number of qualified employees to protect the Railroad’s operation. The providing of such employees and such other precautions as may be taken shall not relieve the Contractor and its contractors from liability for the payment of damages caused by their operations.  The Railroad shall be the sole judge of necessity as to the number and classification of employees required. All Railroad cost and expense for providing such employees shall be collected from the Contractor, except for flagging which shall be paid for as described in Subsection 107-1.08.5,b, Flag Protection and Protection of Railroad Traffic.

- The Contractor shall be responsible for maintaining sight triangles at all railroad crossings within the project limits at any railroad crossing outside the project limits that is designated and used as an alternative route for traffic.  Site triangle shall be maintained free of vegetation and other obstructions within the area designated by the Chief Engineer on a crossing by crossing basis.

- The Railroad will, at the Department’s option, furnish an ARRC Representative who will have the authority to act for the Chief Engineer and the Railroad during periods of construction when the Contractor is working within 6 meters of the track in use for train traffic.  The ARRC Representative will impact the tracks at all crossings, and monitor flagging, lighting, clearances, etc., when necessary.  The ARRAC Representative will work directly with the Engineer.  The decision of the ARRC Representative in matters pertaining to the Railroad operations and safety shall be final.

- Field Representation.  The Railroad will furnish a full-time field representative who will have the authority to act for the Chief Engineer and the Alaska Railroad Corporation during the periods of construction when the Contractor is working within 6 meters of the track in use for train traffic.  The Railroad representative will inspect the tracks at all crossing, and monitor flagging, lighting, clearances, etc., when necessary. The Railroad Representative will work directly with the Engineer. The decision of the Railroad Representative in matters pertaining to Railroad operations and safety shall be final.

- Insurance Requirements.

- The Contractor shall comply with all insurance requirements and conditions specified under Subsection 103-1.05, Insurance Requirements, except that the following minimum limits shall apply for Comprehensive or General Liability Insurance:

Bodily Injury - $5,000,000 each occurrence

Premises Operations

Independent Contractors

Products

Completed Operations

Property Damage - $5,000,000 each occurrence

Premises Operations

Independent Contractors

Products

Completed Operations

- Prior to commencement of work on Railroad Property, the Contractor shall provide evidence to the Railroad, Protective Liability insurance (Alaska railroad as insured) with the following limits:

Bodily Injury - $5,000,000 per occurrence

Property Damage - $5,000,000 per occurrence

- Notice.  The Contractor shall give written notice and schedule to the Department and the Field Representative not less than 10 days in advance of the commencement of any major work on Railroad Property, in order that the necessary arrangements may be made for the protection of the Railroad’s operation.

- Flag Protection and Protection of Railroad Traffic.

- Whenever Railroad flag protection is required for the temporary crossing, this flag protection will be provided by the Railroad.  Railroad flag protection is to insure the safe movement of trains and other rail traffic and shall be done in strict accordance with the Railroad rules on flagging.  The Alaska Railroad requires 48 hours advance notice to schedule flagging.

- All Railroad expenses for providing flagmen for the temporary crossing will be reimbursed by the department.  If the Contractor calls for flagmen and, through no fault of the Department or the Railroad, the flagmen are not needed, payment shall be deducted from monies due the Contractor.  Other flagging, required by the Contractor’s operation, shall be paid for by the Contractor.

- Vehicles and other construction equipment shall not be operated or parked closer than 6 meters from centerline of any track without railroad flag protection provided in accordance with Item a. above. All work with in 6 meters of the track requires Railroad flag protection in accordance with the Railroad’s rules on flagging and shall stop when a train passes.  In addition, any work that could come within 6 meters of the track will stop when trains pass.  For example, crane or pile driving activities will

stop when trains pass if the possibility exists that a boom or suspended load could come within 6 meters of the tracks.  Pile driving shall not be done when trains are passing the work site.

- The Contractor shall coordinate with the Railroad Representative information on the time of arrival of all trains and shall stop any operations or its subcontractor’s operations which might be or cause a hazard to the safe passage of the train past the site of the work from 10 minutes before the expected arrival of the train until the train has passed.

- Train Delays.

- All work on Railroad property shall be conducted in such a manner as to prevent delays to trains or other rail traffic operated by the Railroad.

- The Contractor is advised that at present the following schedule of work/train activity is planned by the Alaska Railroad.  The Contractor will be expected to work around scheduled train traffic and avoid delaying any trains.  The ARRC will work with the Contractor to identify work opportunities on a forecasted basis.  The ARRC will provide a weekly forecast of train traffic and the ARRC flagmen will provide daily updates of anticipated train traffic.  Under no circumstances will the ARRC be liable in any way for delays to the Contractor’s work created by any changes or deviations form anticipated train schedules.

## ANTICIPATED WORK WINDOWS DURING CONSTRUCTION

- ARRC Track Maintenance Work Window

Section and summer work crews may need access into the work area to perform routine track maintenance work and scheduled summer major track replacement work.  The routine track work is performed as necessary for the safe passage of trains.

- Train Traffic: The track through the project is very active. The approximate number of trains in a 24 hour period is as follows:

Summer Season – (May 6 to September 24, 2001) Approximate Daily Trains - 2 or 3 Passenger Trains, ARRC also charters passenger trains, which may run on any day. Up to 6 Freight Trains and 1 Coal Train and Up to 2 Work Trains.

Shoulder – (April 1 to May 5 & September 25 to October 28) Approximate Daily Trains - Up to 2 passenger trains, ARRC also charters passenger trains, which may run on any day. Up to 6 Freight Trains and 1 Coal Train and 1 Work Train.

Off Season – Approximate Daily Trains Up to 2 Passenger Trains per Week, ARRC also charters passenger trains, which may run on any day. Up to 6 Freight Trains and 1 Coal Train and 1 Work or Snow Service Train.

3)	Tracks out of Service: The work shall be planned to minimize track service outages.

Prior to track outages, the Contractor will submit a closure plan to the Railroad. The plan shall establish the work to be accomplished, the equipment, manpower and other resources required, and schedule. Once agreed to by the Railroad, the Contractor shall follow the plan. The Railroad reserves the right to assume control of the work to reestablish rail service if the schedule is not met. The Contractor will bear all costs and damages, which may result from failure to meet the closure schedule, in addition to the train delay charges provided for in the contract.

- Should any of the Contractor’s or subcontractor’s actions or activities cause delays to trains or other rail or water traffic, the agreed amount of liquidated damages shall be at the following rates and shall be collected form the Contractor:

| Passenger Trains | $50 per minute for each delay, $3,000 minimum charge. |
| --- | --- |
| All other trains and rail traffic | $50 per minute for each delay over five minutes. $1500 minimum charge. |
| Rail barges, train-ships or other connecting carrier vessels | No charge for delays of an hour or less. $1,000 per hour for each hour or any part of an hour thereafter, with a minimum charge of $6,000. |

- Delay time will be taken from the train sheet in the Railroad Dispatcher’s Office, in Anchorage, (265-2649) for all delays and such train sheet shall be the official document by which the length of time a train is delayed will be determined.  If another crew is needed to relieve the original crew, the charge shall also apply to the second crew.  If such delay causes a water carrier to miss a sailing, the liquidated damage computation of time covering the period of time to the next possible sailing time shall be in addition to the length of time determined by said train sheet.

- Protection of Railroad Communication Lines.

- All work on Railroad Property shall be conducted in such a manner as to protect the Railroad’s communications facilities at all times from outages resulting directly or indirectly from the Contractor’s or his subcontractor’s operations.

- Should any of the Contractor’s, or his subcontractor’s operations cause outages to said communications facilities, the agreed amount of liquidated damages shall be as the following rates and shall be collected from the Contractor:

| Open Wire communications circuits | $1.00 per minute per circuit |
| --- | --- |
| Communication cable | $5.00 per minute per cable |

- A minimum charge of $250 will be made for each outage plus the total repair costs.  The outage time shall be that as established by the Railroad’s Test Board, Anchorage.

- There shall be no equipment worked or excavation within 4.6 meters of any Railroad communication pole guy, anchor, or other communications apparatus unless authorized in advance by the Field Representative.

- Fiber optic cables exist adjacent to the track throughout the Railroad system.  Individual fiber optic companies should be contacted to locate their facilities on Railroad property.

- Railroad Crossings and Haul Routes.

- Whenever automatic railroad crossings signals are in the permit area, these signals must remain in operating condition at all times.  If, as a result of the Contractor’s activities on the facility, the signals become inoperable the crossings shall be continuously protected in accordance with Subsection 107-1.08.6 until the signals are again operable.

- Temporary road crossings may be installed provided the Contractor has acquired

from the Railroad a temporary road-crossing permit for said crossing.  The temporary crossing will be constructed by the Contractor and coordinated with the Alaska Railroad.  The Contractor shall notify the Alaska Railroad, in writing, at least two weeks in advance of need, of the date and exact location for the temporary crossing.  Upon completion of the work the temporary railroad crossing will be removed by the Contractor.

- When the temporary road crossing is in use, Railroad flag protection shall be provided at all times.  See Subsection 107-1.08.6 for specifications.

- When a temporary road crossing is not in use the Contractor shall provide suitable barricades (gates with padlocks, posts driven into the ground, etc.) to prevent vehicular access to the crossing.

- When not in use during the winter season, the temporary road crossing shall be removed.  Upon completion of the work or termination of the crossing permit, the temporary crossing shall be removed and the area restored to its original condition.

- The flange ways of all road crossings used by the Contractor or subcontractor as haul routes or temporary road crossings shall be kept clean and free of gravel at all times and shall otherwise be maintained to the satisfaction of the Field Representative.

- All haul routes and access roads within the Railroad property shall be reviewed and approved by the Field representative.  Operations on these routes may be suspended in accordance with Subsection 107-1.08.6,c.

- Underground Facilities.

- All underground utilities, including culverts, pipelines and underground power and communications lines, on Railroad property shall conform to the current American Railroad Engineering Association (AREA) Specifications/American Railroad Engineering and Maintenance-of-way Association (AREMA) Specifications.

- Unless another method is authorized in advance by the Field Representative, all underground facilities shall be installed under tracks and roads by boring, jacking, or tunneling.  The proposed plan for boring, jacking or tunneling.  The proposed plan for boring, jacking or tunneling shall be approved by the Field Representative prior to commencing the operation.  All boring, jacking or tunneling headings shall be continuously protected against any loss of ground material by shoring and/or cribbing as necessary.

- Boring, jacking and tunneling shall be done under Railroad tracks only when Railroad flag protection is provided in accordance with subsection 107-1.08.6

- Open Trenching.

- Only when authorized in advance and in writing by the Field Representative shall any portion of the track be removed to allow trenching for installation of the facility.

- If allowed to open trench, the track may be removed from service only at the time authorized by the Field Representative and shall be restored to service within the time period specified.  Should the track not be restored to service within the time period specified, the agreed amount of liquidated damages shall be at the rate specified in the written authorization allowing the open trenching or liquidated damages in accordance with subsection 107-1.08.7., whichever is greater, and shall be collected from the Contractor.

- All work on track materials shall be accomplished by the Railroad.

- Only that portion of the track structure necessary to excavate, stockpile and install the facility shall be removed.  All track material removed shall be handled, stockpiled, and relaid in a manner as to avoid damage.  Any material, which is damaged, shall be replaced by the Contractor at his own expense.

- The backfill of the trench under the track and in the roadbed prism shall be of the same type of material as taken out, except the top 0.6 meters shall be clean pit run gravel.  Backfilling and compaction in the area affecting the roadbed prism shall be in accordance with the requirements of Section 204, Structure Excavation for Conduits and Minor Structures.

- The ballast used in replacing the track shall be equal in depth and quality to that which was removed.  The track shall be relaid and brought to original grade in accordance with standard Railroad practices.

- Excavations

- Unless authorized in advance by the Field Representative, the top of any excavation shall not be within 6 meters of centerline of any track.

- No water shall be allowed to stand in open excavations in the track areas.

- Bridging and shoring shall be adequate to safely carry Railroad traffic traffic and the decision of the Railroad pertaining to it shall be final.

- All open excavations shall be continuously protected by flags, barricades, or watchmen as directed by the Field Representative.

- No excavation shall be left open more than three days, unless authorized by the Field Representative.

- The Railroad embankment, and cut slopes, shall not be disturbed any more than necessary to accommodate the construction and shall be left in a stabilized condition.

- Railroad ditches, culverts and roadways shall be kept clean and free of rock, gravel, construction debris and equipment at all times.

- When blasting rock above and adjacent to the tracks, the rail shall be protected with mats on plates during blasting operations.  All clean up work shall be completed in a manner that avoids damage to rails and track components.  Any damage resulting from blasting operations or cleanup shall be repaired at the Contractor’s expense.  Any additional, delay to train traffic will be subject to liquidated damages in accordance with subsection 107-1.09.6

- Use of Explosives.

- The use of explosives shall be accomplished in compliance with all applicable Federal, State and local laws and ordinances regarding the same.

- No blasting of any kind will be permitted unless the Contractor thoroughly safeguards the movement of trains and other rail traffic and personnel in the area where such blasting is being conducted.  Before blasting, Railroad flag protection in accordance with subsection 107-1.08.6 shall be provided on each side of the blast area by the Contractor.  This flag protection shall not be removed until the track is inspected for damage from the blast.

- The Contractor will notify the Railroad Chief Engineer or Field Representative and the Engineer of the each time of each blast at leas two hours prior to a blast.

- When blasting rock above and adjacent to the tracks, the rail shall be protected with mats on plates during blasting operations.  All clean up work shall be completed in a manner that avoids damage to rails and track components.  Any damage resulting from blasting operations or cleanup shall be repaired at the Contractor’s expense.  Any additional, delay to train traffic will be subject to liquidated damages in accordance with subsection 107-1.09.6

- Snow Removal.

- Snow removal operations shall be conducted in such a manner as to not place snow (1) upon the tracks of the Railroad, (2) where it interferes with the normal operation of the automatic crossing signals, or (3) impairs the visibility of either highway or rail traffic at the crossings.

- Snow removal operations shall be conducted in accordance with subsection 107-1.08.6

- Clean-Up

- At all times, all work and activities on the Facility shall be accomplished in such a manner as to keep the Railroad Property in a neat and orderly condition.  Upon completion of work all equipment and unused materials shall be removed and the Railroad property shall be left in a neat and clean condition satisfactory to the Field Representative.

- Should the Contractor or subcontractor fail to comply with this subsection, the Railroad may perform the required clean up.  All Railroad costs and expenses for performing this work shall be collected from the Contractor.

- Payment Guarantee.

- The Department shall withhold 10 percent of the contract price or $10,000, whichever is smaller, from the final payment to apply against damages or other direct costs which may be assessed by the Railroad as a result of the Contractor’s operations.

- The amount withheld above shall not be release until after the Department has received a written statement from the Chief Engineer agreeing to release the payment. (8/4/93)

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.

Add the following: If the Contractor requires water for any construction purpose from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624. (7/30/99)R7M

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.

Add the following before the last paragraph: Where the Contractor's activities meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 3 m of an overhead electrical line.

2.	Operations anticipated to be within 0.9 m of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment which is capable of coming within 3 m of an overhead electrical line.

The notice shall indicate the location and duration of the work.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 4.6 m (15 feet) of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services.

(7/30/99)R170M

Add the following subsections:

107-1.21 PERMITS. Add the following: The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for construction activities in Alaska to discharge stormwater from the construction site. Refer to Section 641, Erosion and Pollution Control for requirements for this permit.

107-1.22 FEDERAL AFFIRMATIVE ACTION. Requirements applicable to this Contract for the Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements are in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program			Section 120

Training Program							Section 645

Federal EEO Bid Conditions						Form 25A301

EEO-1 Certification							Form 25A304

DBE Subcontractable Items						Form 25A324

ADOT&PF Training Program Request				Form 25A310

Training Utilization Report						Form 25A311

Contact Report							Form 25A321A

DBE Utilization Report						Form 25A325C

Summary of Good Faith Effort Documentation			Form 25A332A

Required Contract Provisions, Federal-Aid Contracts		Form 25D-55

In addition to the sanctions provided in the above references, noncompliance with these requirements is a ground for withholding of progress payments.

In addition to the reports required in the above references, the Contractor shall submit a copy of Form CC-257 to the Department by the 15th of each month of the current construction season, reflecting the composition of the previous month’s workforce. If requested, the Contractor must also make this information available to the US Department of Labor, Office of Federal Contract Compliance Programs.

(8/13/98)S80

## SECTION 108

PROSECUTION AND PROGRESS

# Standard Modification

108-1.01 SUBLETTING OF CONTRACT.  Delete the last paragraph under Item 4. and add the following to Item 5.:

The Contractor shall ensure that the required prompt payment provisions of AS 36.90.210 are included in all subcontracts.

(10/28/99) M 70

SECTION 109

MEASUREMENT AND PAYMENT

Standard Modification

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 1. Labor:

Delete “(supported by proof of rates)”.

Delete paragraph d., and substitute the following:

d.	plus Workers’ Compensation at 8% of a. The actual net rate will be used only when it exceeds 10% and when proof of rates are submitted within 30 days of the completion of the extra work.

(5/31/00)M90

1. 	Labor. Replace sub-paragraphs e. and f., with the following:

e.	plus either subsistence and travel allowances, or prorated camp costs

f.	plus 35% of the sum of a, c, d, and e.

Delete item 5. and substitute the following:

# 5.	Work by a Subcontractor. The Contractor will receive a 5% markup on the total time and materials work defined in 1 through 4 above which is performed by an approved subcontractor or owner-operator. This markup will be for administrative expenses incurred in connection with the work. No percentage will be paid on work covered under bid items in the original Contract. No percentage over the amount covered above will be paid if the work is done by a lower tier subcontractor. (02/08/01) M 71

Special Provisions

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 3, Equipment, change the first sentence to read ..."Rental Rate Blue Book for Construction Equipment", published by Primedia, 1735 Technology Drive, Suite 410, San Jose, CA 95110-1313.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region. (1/27/00)R14

109-1.06 PROGRESS PAYMENTS. Add the following: Failure to submit schedules in accordance with subsection 108-1.03, Prosecution and Progress, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. Upon receipt of current schedules, from the Contractor, the Engineer will release this retainage. (9/21/92)R137

Add the following section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds. The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as ADOT&PF deems appropriate. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS. The following definitions will apply.

- Broker. A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF). The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment. The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself. To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its performance of the work. Other relevant factors will be considered. The Engineer makes the determination of CUF after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE). An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee. Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts. Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer. A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification. For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report. Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer. A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL. The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount. A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the Department reduces the quantity of work of a bid item involving a DBE firm, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

- Phase I - Bid. Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award. The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment. Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report. Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation. Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal. If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal. If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work. The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement. If the Engineer approves a DBE replacement, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal. In the event that the Contractor cannot

obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal. The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

- Good Faith Effort Criteria. The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening. It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening. The bidder must give the DBEs no less than five days to respond. The bidder may reject DBE quotes received after the deadline. Such a deadline for bid submission by DBEs will be consistently applied. DBEs certified to perform work items identified on Form

25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor. Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- Non-competitive DBE quotes may be rejected by the bidder. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service. Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation. Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding. Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration. Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration. The bidder must exercise such an opportunity within 3 calendar days of notification it has failed to meet the requirements of this subsection. As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The DBE Liaison Officer will make the decision on reconsideration.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so. If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder. The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work. Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section. CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function. In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that all of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking. The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm. A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker. (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department. The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- All subcontract work, with the exception of truck hauling, will be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

- The DBE will control all business administration, accounting, billing, and payment transactions. The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE. Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control

of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal. The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF. Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE. Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination. The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE. In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials. This shall include DBE trucking firms certified as a subcontractor and not a broker. Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work. If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work. Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06. (11/17/00)S 33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 DESCRIPTION.   Add the following: This work shall include the removal and disposal of the treated timber deck, curbs, and running planks and abutment backing planks only of the Cottonwood Creek Bridge No. 495.

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS, CURBS, ETC. Add the following: Pavement removed may be used in the construction of the embankment. It shall be placed away from wetlands, and no closer than 90 meters to a stream. The broken asphalt pieces shall be 150 mm or less in maximum dimension. If removed or planned pavement is not used in the construction of the project the pavement shall be delivered to the State Maintenance Yard in Palmer.

Planed material not acceptable to the maintenance chief will be disposed of in an acceptable manner.  For disposal of removed asphalt, obtain a solid waste disposal permit from DEC or use a site previously approved by DEC for disposal of removed asphalt. A DEC permitting officer in Anchorage may be contacted at 269-7590.

202-5.01 BASIS OF PAYMENT. After the third paragraph, add the following: Item 202(13)Removal of Manholes, Sanitary Sewer.  At the contract price per unit specified.  Payment is full compensation for excavation, demolition, removal, loading, hauling, unloading, and off-site disposal of the existing manhole and grade rings, salvaging, clean-up, preservation, and storage of the existing 610 mm cast iron manhole frame and cover, cleaning and protection of in-service piping and valves inside the manhole, and incidentals.  The existing manhole includes a PCC base, riser, eccentric cone, and grade rings. and cast iron frame and cover, and measures 1.22 m inside diameter by about 3.0 m deep from the rim to the bottom of the base.  Payment shall also include excavation, per Section 204, for removal by City of Wasilla crews of an existing 50 mm HDPE sewer service adjacent to the manhole, as well as two days of maintenance of the excavation while the sewer service is removed.

Item 202(14)	 Removal of Sanitary Sewer Vault Top Section At the contract price per unit specified.  Payment is full compensation for excavation, removal, loading, hauling, unloading, and off-site disposal of the existing PCC vault upper riser section, PCC vault top section, and grade rings, salvaging, clean-up, preservation, and storage of the existing 610 mm cast iron manhole frame and cover, dewatering of the existing vault, and clean-up of the existing vault joint surfaces and vault interior.  The existing PCC vault upper riser section, that is to be removed, is approximately 3.25 m long by 2.64 m wide by 0.61 m high.  The existing PCC vault top is approximately 3.25 m long by 2.64 m wide by 0.53 m high, and has about 0.7 m of combined earth and AC sidewalk pavement cover at the access hatch. (11/15/00)Raven

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

202(6A)	 Removal of Manholes, Storm Drain	Each

202(13)	Removal of Manholes, Sanitary Sewer	Each

202(14)	 Removal of Sanitary Sewer Vault Top Section	Each

(7/30/99)R143M98 (11/15/00)Raven(2/2/00)R84M98

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-2.05 BORROW. Add the following: Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.

203-3.01 GENERAL. Add the following to the sixth paragraph: Prior to obliterating the existing roadway, the Contractor shall remove the existing pavement and dispose in accordance with Subsection 202-2.04, Removal of Pavement, Sidewalks, Curbs, Etc. (2/2/00)R17798

203-3.02 EMBANKMENT CONSTRUCTION. On page 88, delete the first sentence of the second paragraph, and substitute the following: Roadway embankments shall be placed in horizontal layers not exceeding 200 mm in thickness measured before compaction. Each layer of classified material shall have its joint offset from the joint below, longitudinally by 300 mm and transversely by 3 m.

Add the following: Where the plans call for placement of selected material and excavation, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements. Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope of Work. (2/9/00)R23M

Standard Modifications

203-3.02 EMBANKMENT CONSTRUCTION. Delete the 11th paragraph in its entirety and replace with the following:

Place rock embankment in lifts equal to the average rock dimension. Restrict maximum rock dimension to 1 m. Distribute spalls and finer rock fragments to level and smooth each lift. Place succeeding lifts without damaging previously completed lifts. Dump rock on the lift being constructed and distribute by blading or dozing to minimize voids, pockets, and bridging and to form a dense, well-compacted embankment. Avoid placing rocks exceeding 200 mm within 600 mm of finished subgrade.

In the 12th paragraph, first sentence, delete the words “from excavation”.

In the 12th paragraph, third sentence, insert the words “from excavation” after “wasted rock”.

(02/08/01) M 92

Special Provisions

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL. Delete this subsection in its entirety and substitute the following: Construct embankments with moisture and density control from specified materials placed and compacted at approximately their optimum moisture content.  Dry or moisten material as required.

Compact embankment material to not less than 95% of the maximum dry density as determined by AASHTO T 180, or ATM T-12.  The Engineer will determine in-place field densities using ATM T-3, or ATM T-11.

The Engineer will determine the maximum dry density of free-draining, non-plastic, cohesionless materials with less than 10% by weight passing the 0.075-mm sieve using ATM T-12.  (For some materials it may be necessary to perform both ATM T-12 and AASHTO T 180, in which case the highest maximum dry density is used.)  For materials with greater than 80% by weight passing the 4.75 mm sieve, AASHTO T 180, Method A with the plus 4.75 mm material removed

and treated as oversize will be used.  AASHTO T 180, Method D will be used for materials with greater than 60% by weight passing the 19.0 mm sieve with the plus 19.0 mm material removed and treated as oversize.

AASHTO T 180 will be performed in accordance with Note 7 (the 12 hour stand time may be waived if the sample has not been dried to less than four percentage points below the optimum moisture content) and modified so that the moisture content of each trial is determined from the complete specimen and reported to the nearest 0.1%.  Section 13 is modified to include: 13.1.6 Bulk Specific Gravity of the oversize material; 13.1.7 Apparent Specific Gravity of the tested material minus the oversize; and 13.1.8 Zero Air Voids Curve calculated and plotted in accordance with ASTM D 1557, Sections 11.2 and 11.5. (4/7/00)R193M98

Add the following: All embankments within 6 meters of a bridge abutment shall be compacted to full width to not less than 100 percent of the maximum density. All material used within this zone must pass the 75-millimeter sieve. (2/1/00)R113M

203-5.01 BASIS OF PAYMENT. Add the following: Grading and placement of material used within 6 meters of bridge abutments will be subsidiary to Item 203(6A) Borrow, Type A.

(2/1/00)R113M

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

### Special Provisions

204-1.01 DESCRIPTION.  Add the following to the first paragraph:

This work also includes excavating, shoring as required, dewatering as required, backfilling, compacting, final trimming, disposing of excess and unusable materials as required, and other earthwork incidentals for the construction of water lines, sanitary sewers, and all water and sanitary sewer appurtenances.

204-2.01 MATERIALS.  Add the following paragraph after the first paragraph:

The requirements of the previous paragraph shall apply to water lines, sanitary sewer lines, and sanitary sewer vault electrical conduits except as noted below.  The following shall be bedded and backfilled to 150 mm above the pipe or conduit in import material:

- 25 mm copper water lines.

- 50 mm and 75 mm HDPE sanitary pressure sewers.

- DIP water lines at sanitary sewer and storm drain crossings.

- Sanitary sewer vault electrical conduits.

Import bedding material and import backfill material to 150 mm above the pipe or conduit shall meet the requirements for Selected Material, Type A, as specified in Subsection 703-2.07, with 100% passing the 19-mm sieve.

    - CONSTRUCTION REQUIREMENTS.  Add the following paragraph:

Water and sanitary sewer pipe and structure trenches shall be dewatered as necessary so that no standing water is present in the trench which during pipe laying or structure installation operations.

204-5.01 BASIS OF PAYMENT.  Add the following after the third paragraph:

Excavation, shoring as required, dewatering as required, import bedding and backfill material (as required by the Plans and/or these Special Provisions), backfill, compaction, final trimming, disposing of excess and unusable materials as required, and earthwork incidentals for construction of water lines, sanitary sewers, and all water and sanitary sewer appurtenances, shall be subsidiary to the various other water and sanitary sewer bid items.

(11/04/00)Raven

SECTION 205

EXCAVATION, BACKFILL AND

FOUNDATION FILL FOR STRUCTURES

Special Provisions

205-3.03 BACKFILL. Add the following: All backfill placed within 0.3 meters of a structural unit, or as shown on the plans, shall pass the 75-mm sieve.

205-5.01 BASIS OF PAYMENT. Add the following: Grading and placement of materials used within 0.3 meters of structural units or as shown on the plans, will not be plaid for directly, but will be subsidiary to Item 203(6A) Borrow, Type A.

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01 MATERIALS. Replace this subsection with the following: The gradation of base course material shall conform to the requirements of Grading D-1.

301-3.01 PLACING. Add the following: Base course material used for the sidewalk and pathway foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface. (9/1/89)R26

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-1.01 DESCRIPTION. Add the following: This work also consists of preparing for, furnishing, and placing paving fabric and hot-mix pavement on the Cottonwood Creek Bridge No. 495.

CONSTRUCTION REQUIREMENTS

401-2.01 Composition Of Mixture - Job Mix Design.  Add the following to the first paragraph after ATM T-17: (version 01/93).

Delete the last sentence of the second paragraph on page 114 and substitute the following: Tolerances will not be applied to the largest sieve specified.

401-2.03 ASPHALT Materials.  In the first paragraph, delete the reference to AC-5 and substitute the following: PG 52-28.

Delete the second paragraph and substitute the following.

Asphalt cement may be conditionally accepted at the source. Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping. Storage tanks used for the batch shall be noted on the test report. Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project. A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket. The location where antistrip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, Subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Manufacturer shall also certify:

- Date and Time of loading

- Batch number and storage tank

- Type, grade, temperature, and quantity of materials loaded

- Type and percent of anti-strip added.

Add the following subsection:

401-2.06 PAVING FABRIC.  Paving Fabric shall conform to AASHTO M288-00.

401-2.07 ASPHALT-FABRIC SEAL. This system consists of one course of hot asphalt-cement tack with a geotextile fabric reinforcement

Apply performance graded (PG) asphalt cement on the clean and dry deck at the rate of 1 (0.2) liters per square meter.  In lieu of a PG asphalt cement, an emulsified asphalt cement (CSS-1) may be used, provided that the minimum residual asphalt content meets the residual application rate recommended by the fabric manufacturer.

Make transverse joints by placing building paper over the ends of the previous applications, and start the adjoining application on the building paper.  Once the application process has progressed beyond the paper, remove and dispose of the paper.  Repair any unsatisfactory joint at no expense to the State.

Align the paving fabric and carefully roll or broom it into the tack coat.  If the alignment of the fabric must be changed, cut the fabric and realign it overlapping the previous material and proceed as before.  If asphalt emulsion is used for the tack, allow the emulsion to cure prior to placing the geotextile.

Overlap all joints 100-150 millimeters.  Overlap transverse joints in the direction of paving to prevent edge pickup by the paver.  For lapped joints, fold the top fabric back and apply a light (0.2 liters per square meter) coat of asphalt cement.  Fold the top fabric onto the asphalt cement, broom and squeegee out smoothly.

Roll or broom the fabric into the asphalt is such a way that any air bubbles under the fabric are removed.  Puncture membrane to release bubbles or pockets of trapped air or vapor and repair in a manner satisfactory to the Engineer.

Apply the fabric membrane system across the entire width of the bridge extending it to the curb face.

401-3.01 WEATHER LIMITATIONS.  Add the following: Do not place tack coats or the fabric system during wet, foggy, or frosty weather.  Apply the fabric system to surfaces that are completely clean and dry before and during application.  If the surfaces have been saturated with moisture before application,

dry an additional 24 hours after the surfaces become visibly dry.  Do not apply the fabric system until the temperature of the prepared deck surface is at least 10o C and the air temperature in the shade is at least 10oC and rising.

401-3.07 PREPARTION OF EXISTING SURFACE. Add the following: Clean the bridge deck surface of any debris, dirt, or other substances.  The deck surface must be reasonably smooth and completely clean and dry before applying the new fabric.

401-3.09 PREPARATION OF AGGREGATES. In the first paragraph, delete AASHTO T-110 and substitute the following: ATM T-25.

401-3.11 TEMPORARY STORAGE. Add the following: The Contractor shall dispose of rejected asphalt concrete mixture at no cost to the State.

401-3.12 PLACING AND SPREADING. Add the following:

Paving Bridge:

Limit traffic on the fabric to necessary construction equipment and emergency vehicles only.  Place the hot asphalt concrete pavement on the deck within 48 hours after placing the fabric.

Do not windrow AC on the fabric ahead of the paving machine.  Do not use an AC pickup machine.  Do not turn equipment on the fabric to avoid fabric movement and damage.  Avoid abrupt starts and stops.

Broom any excess blotter from the fabric surface before placing the asphalt.  Repair all damaged areas on the fabric before commencing asphalt placement.

Limit the lay-down temperature to a maximum of 150oC.

401-3.14 JOINTS. Delete the last paragraph.  Delete the first paragraph and substitute the following: Construct the minimum number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.  The minimum specification limit for longitudinal joint density will be 91% of the MSG of the panel completing the joint.  Cut one minimum diameter 150 mm core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  Density will be determined in accordance with ATM T-18.

401-3.15 SURFACE TOLERANCE. Add the following: The Engineer will measure the smoothness of the Asphalt Concrete Pavement in all driving lanes will with a California-type profilograph before final inspection is completed and all defects are corrected. Measure the smoothness of the new pavement on the Palmer-Wasilla Extension only between Financial Drive and the Knik Goose Bay Road.  Start measurements 50 meters from the intersections. Do not take any measurements in turn lanes, lane transitions, or within 8 meters of bridge abutments or matches with an existing pavement. The profilograph results (PrI) will be reduced and a price adjustment calculated in accordance with Subsection 401-5.01.  The Contractor shall furnish any required traffic control devices or flagging in accordance with Section 643.

401-3.16 PATCHING DEFECTIVE AREAS.  Add the following: The Contractor shall bear all costs associated with the patching of defective areas.

401-3.17 PAVING TIMBER BRIDGE. Submit for review and approval by the Engineer, 14 calendar days before installing fabric, a proposed procedure for installing the fabric system.  Indicate in detail the techniques, equipment, and materials proposed for preparing the bridge deck and installing the fabric.  Do not begin any work on the bridge deck until the plan has been approved.  This review and approval does not relieve the Contractor of the responsibility of achieving the desired result of a sound fabric membrane free from defects.

Follow the requirements of Section 401 except as modified in this Special Provision.

Add the following subsections:

401-3.18 PATTERNED ASPHALT MEDIANS. The surface shall be in accordance with manufacturer’s recommendations for the system that is approved for use. Provide manufacturer’s recommendations to the Engineer prior to beginning operations.

Provide a 1 meter by 1 meter sample of the proposed finish for Engineer approval prior to beginning patterned concrete work. All other concrete work shall match the approved panel.

Patterned asphalt median shall be placed such that the pattern and line of the concrete is continuous and uninterrupted except by joints shown on plans. Any significant difference in texture, pattern or appearance between two adjacent concrete panels, or from the sample panel, will result in the removal and replacement of concrete panels by the Contractor at no additional cost.

The pattern for patterned asphalt medians shall be off-set brick in standard brick dimensions. The color shall be FED. STD. 595 color 30112, standard brick red. Pattern shall be pressed into a hot asphalt pavement to provide a recessed joint between the bricks. The coating shall be a two part epoxy, or other material approved by the Engineer, which is approved for roadway surfaces. Coating shall be applied in such manner that the color does not fill the joint areas of the brick pattern and completely covers the asphalt pavement surface.

401-4.01 METHOD OF MEASUREMENT. Replace the second sentence under item 1. to the following: ATM T-23, or AASHTO T308 will determine percent of asphalt cement.

Add the following paragraph to this subsection:

Longitudinal joints.  By the meter.  The distance measured will be in both directions from a longitudinal joint core location to a point equal distant to the next longitudinal joint core.

401-4.02 ACCEPTANCE SAMPLING AND TESTING. Delete the third, fourth, fifth, and sixth full paragraphs on page 122, and substitute the following Samples taken for the determination of asphalt cement content will be taken from the windrow, at the end of the auger, or from behind the screed prior to initial compaction.   Asphalt cement content will be determined in accordance with ATM T-23, or AASHTO T 308 with the exception that the moisture content will be determined in accordance with ATM T-25.

Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a sampling device, the stopped conveyor belt, or from asphalt concrete mixture samples taken from the same location as samples for the determination of asphalt cement content.  The aggregate gradation for samples from the conveyor system will be determined in accordance with ATM T-7.  For asphalt concrete mixture samples the gradation will be determined in accordance with AASHTO T 30 from the aggregate remaining after the ignition oven (AASHTO T 308) has burned off the asphalt cement.

Maintain cold-feed conveyor sampling devices diverting aggregate from the full width of the conveyor system to provide a representative sample of the aggregate incorporated into the asphalt concrete mixture.

Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates.  The dry batched aggregate gradation will be determined in accordance with ATM T-7.  For asphalt concrete mixture samples the gradation will be determined in accordance with AASHTO T 30 from aggregate remaining after the ignition oven (AASHTO T 308) has burned off the asphalt cement.

Within 24 hours of final rolling, neatly cut core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the core while removing.  Do not cut core samples from bridge decks.  One minimum diameter 150-mm core is required for acceptance density testing only.  Acceptance density testing will be in accordance with ATM T-18.

Failure to cut core samples for acceptance testing within the specified period will result in a deduction of $100.00 per sample per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

Backfill and compact all voids left by sampling with new asphalt concrete mixture within 24 hours of sampling.  Failure to backfill voids left by sampling in the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE. Add the following: The longitudinal joint density price adjustment will apply when Asphalt Concrete Pavement quantities are equal to or greater than 900 megagrams.

Add the following under item 3.: The tolerances for the largest sieve specified will be plus 0% and minus 1%.

401-5.01 BASIS OF PAYMENT. Add the following to the first paragraph, No payment shall be made for asphalt cement, and asphalt concrete mix made with this cement, if tests of the asphalt cement sampled during production are out of specification.

Add the following: Anti-strip additive will be subsidiary to the installation of Item 401(1) Asphalt Concrete, Type II, Class B.

Subtract the fees accrued for subsequent Job Mix Design evaluations as outlined in Subsection 401-2.01 from the Contractor's payment for Asphalt Concrete. The asphalt price adjustment pay item will not require a change order/directive.

Longitudinal joint densities less than 91 percent of MSG, as defined is Subsection 401-3.14, will be measured in accordance with Subsection 401-4.01 and assessed a price adjustment of $1.00 per meter.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

A separate price adjustment for pavement smoothness as measured in accordance with Subsection 401-3.15 will be calculated in accordance with Table 401-4 and applied under Item 401(6), Asphalt Price Adjustment.

TABLE 401-4

| Average Profile Index (PrI) (Millimeters per 1000 Lane Meters) | Adjustment to payment for Asphalt Concrete Pavement |
| --- | --- |
| 0 to 60 | Add $335 multiplied by (61-PrI) |
| 61 to 94 | No Adjustment |
| 95 and greater | Deduct $335 multiplied by (PrI-94) but not to exceed $10,000 |

When more than one type of Asphalt Concrete Pavement or Asphalt Cement appears on the plans and bid schedule, include letter suffixes within the parentheses of the pay item numbers in order to differentiate between different types.

(9/18/00)R199M98

Separate payment will not be made for paving fabric or tack coat materials.

Patterned Asphalt Median shall be subsidiary to 401 items.

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-2.01 MATERIALS. Add the following: Reinforcing steel shall conform to the requirements of Section 503.

501-3.01 PROPORTIONING. Under 1.  Determining Proportions and Batch Weights., delete the first sentence and substitute the following: Submit a mix design developed in accordance with ACI 211 and 301, Section 4 to the Engineer for approval.

In Table 501-1 delete the Proportioning for Class A and AA, add the following: Proportioning for Class A and AA will be performed in accordance to ACI211 and 214 methods.  The Class A and AA concrete must meet the strength specified on the bridge drawings.

501-3.07 PLACING CONCRETE.  Add the following numbered item:

16. 	Drill and Bond Reinforcing Steel.   When new concrete is shown on the plans to be joined to hardened concrete by means of reinforcing steel dowels bonded by an epoxy cartridge system into holes drilled in the hardened concrete, the holes shall be drilled by methods that will not shatter or damage the concrete adjacent to the holes.  Holes in which longitudinal or transverse reinforcement is encountered during drilling before the specified depth is attained shall be rejected.  A new hole, which does not strike reinforcement, shall be drilled adjacent to the rejected hole to the depth shown on the plans. All rejected holes will be filled with epoxy grout.

The epoxy cartridge system shall consist of (1) a bonding material that is a two-component epoxy contained in a cartridge having two separate chambers and (2) an applicator that is a special dispensing gun having a replaceable static mixing nozzle. The epoxy cartridge system used shall be appropriate for the service temperature and ambient concrete temperature at the time of installation.

All epoxy cartridge systems shall be subject to the approval of the Engineer.  Epoxy cartridge systems shall meet the requirements of the “Acceptance Criteria for Adhesive Anchors in Concrete and Masonry Elements,” AC58, dated January 1, 1998, by the ICBO Evaluation Service, Inc.  The suitability requirements for creep, in-service temperature, dampness, freezing and thawing, and seismic qualification of these acceptance criteria shall be met.  Approval of epoxy cartridge systems shall be contingent upon the Contractor submitting to the Engineer one sample of each type of epoxy cartridge system, manufacturer's installation instructions, and certified

results of tests, either by a private testing laboratory or the manufacturer, indicating compliance with the above requirements.  Epoxy cartridge systems previously tested and approved by the Engineer need not be re-tested.

The following products have been found to substantially meet these requirements and are conditionally approved for use on this project.

# Manufacturer		 Model of Conditionally                Manufacturer’s

## Acceptable Epoxy Cartridge      Phone Number

Simpson Strong-Tie			SET Models SET22		   1-510-460-9912

and SET56 (Model #	     	 1-630-543-2797

designates volume of

cartridge in fluid ounces)

Covert Operations			CIA Gel 7000		     	 1-800-827-7229

Adhesives Technology		Anchor-it HS-200		   1-800-262-4748

(Div. of US Anchor Corp.)

ITW Ramset/Redhead		Epcon Ceramic 6		     	 1-800-368-9724

Hilti					HSE 2421			   1-907-344-8351

The above conditionally approved products shall not be used when:

- Temperature of concrete will exceed 110 degrees F.

- There is a likelihood of fire.

- The concrete temperature at time of installation is below 40 degrees F.

Each epoxy cartridge shall be clearly and permanently marked with the manufacturer's name, model number of epoxy cartridge system, manufacturing date, and lot number.  Each carton of epoxy cartridges shall contain the manufacturer's recommended installation procedures, minimum cure time, and such warning or precautions concerning the contents as may be required by State or Federal Laws and Regulations.

Each shipment of the epoxy cartridge system, regardless of which epoxy product is furnished, shall be accompanied by a Certificate of Compliance as provided in Section 106-1.05, "Certification of Compliance," of the Standard Specifications.  The certificate shall state that the material complies in all respects to the specifications and data submitted in obtaining acceptance.

The diameters and depths of the drilled holes shall be as recommended by the manufacturer, but in no case shall the depth and diameter of the hole be less than shown on the plans.  The drilled holes shall be clean and dry at the time of placing the bonding material and the steel dowels.

After bonding, dowels shall be supported as necessary to prevent movement during curing and shall remain undisturbed until the epoxy has cured the minimum time specified by the manufacturer.  Dowels that are improperly bonded, as determined by the Engineer, will be rejected.  New holes shall be drilled, and new dowels placed and securely bonded to the concrete at the Contractor's expense.

SECTION 502

PRESTRESSED CONCRETE STRUCTURES

Standard Modifications

502-2.01 MATERIALS.  In the second paragraph, delete the words “as determined by ASTM C271” and substitute “as determined by ASTM D3575, Suffix W, Method B”.

502-3.01 PRESTRESSING METHODS. Delete the last four paragraphs. (02/08/01) M 93

502-3.06 PLACING. In the third paragraph, replace the words “place the grout” with “place grout conforming to Subsection 701-2.03 and”.

(02/08/01)M 94

SECTION 505

# PILING

Special Provisions

505-3.03 PILE Bearing Values.  Delete the first paragraph of this section and substitute the following: Drive all piles, except piles for lighting standards, to the required ultimate bearing capacity.  The required ultimate bearing capacity is the design pile load as indicated on the Plans multiplied by a factor of safety.  Lighting standard piles need not be driven to a required ultimate bearing capacity. Instead, install the length of pipe pile shown on the plans for each lighting standard foundation.

505-3.05 Minimum PENETRATION Add the following: For lighting standards, install piles of sufficient length to cut the pile at the required cut-off elevation and to provide the minimum installed length shown on the plans.  Calculate installed length by subtracting the length of pile cut off from the length of pile furnished before installation.  The Contractor shall furnish, at the Contractor’s expense, increased pile lengths to provide for fresh heading and to suit the Contractor’s method of installation.  Sites for the lighting standard foundations can contain subsurface soils that consist of very dense sandy gravel with cobbles and boulders.

505-3.09 DRIVING Piles.  Add the following: When the Contractor can not achieve the minimum installed length shown on the contract plans, install the pile tip to an elevation established by the Engineer.

505-4.04 Method of Measurement.

Add the following to numbered paragraph 2:

- Do not measure piles for lighting standards for payment.  Consider all costs of furnishing and installing piles a subsidiary obligation of Item 660(3), Highway Lighting System Complete.

SECTION 506

TIMBER STRUCTURES

Special Provisions

## 506-3.02 TREATED TIMBER.  Delete the second paragraph and replace with the following: Before driving bolts and drift pins, treat all holes bored after treatment with liquid copper naphthenate. When holes are vertical, fill hole with liquid copper naphthenate immediately prior to installing the metal fastener.  Plug remaining holes with plugs treated with copper naphthenate.

## 506-4.01 METHOD OF MEASUREMENT.  Add the following:

## Wooden bollards shall be measured by the number of bollards completed and in place.

## 506-5.01 BASIS OF PAYMENT. Add the following:

Add the following:

Pay Item No.	Pay Item	Pay Unit

## 506(7)	Wooden Bollard	Each

## SECTION 507

#### BRIDGE RAILING

Special Provisions

    - MATERIALS.  Add the following:  Use materials that conform to the following subsections:

Change line one to read:

1.  	Steel Railing:					Section 722 and Section 716

Add the following:

4.	Paint						Section 708

Add the following:

507-2.02 CONTRACTOR QUALIFICATIONS.

*** deleted***

507-2.03 SUBMITTALS. The Contractor shall provide the following submittals for the Engineer’s review and approval.  The Contractor will not be allowed to begin wall construction until all submittal requirements are satisfied and found acceptable to the engineer.  Changes or deviations from the approved submittals must be re-submitted for approval.  No adjustments in contract time will be allowed due to incomplete submittals.  At least 15 working days prior to initiating the work, the Contractor shall submit to the Engineer:

- Manufacturer’s installation instructions and product data if used.

- Shop drawings showing all connections and dimensions.

- Structural engineer’s approval review.

- Proof of experience, reference list.

507-4.01 METHOD OF MEASUREMENT.  Add the following: The pedestrian railing will be measured by the meter, to the height shown on the plans and the length from end to end.

507-5.01 BASIS OF PAYMENT. Add the following:

All work necessary to provide materials, equipment and labor to construct Pedestrian Railing including painting to be included in pay item 507(2).

Replace the following:

Pay Item No.	Pay Item	Pay Unit

507(4)	Concrete Bridge Railing, Type II	Meter

SECTION 508

MEMBRANE WATERPROOFING

Special Provision

508-2.01 MATERIALS. Add the following to Item 1. Membrane: Membranes for bridge deck waterproofing shall be a manufactured type membrane as specified herein.  The material shall consist of a cold-applied, self-adhering membrane incorporating a non-woven geotextile embedded in between 2 layers of SBS modified asphalt, a primer, and a mastic.  The membrane shall have a top layer of non-structural non-woven geotextile for protection against construction traffic.  The sheet membrane shall have the following properties:

| Property | Test Method | Specific Value |
| --- | --- | --- |
| Tensile Strength (kPa) | ASTM D412 Modified Method A | 345 |
| Elongation (percent) | ASTM D 412 Modified Method A | 60 min. |
| Thickness (mm) | ASTM D 1777 | 1.5 min. |
| Puncture Resistance | ASTM E 154 | 11 min. |
| Permeance, (perms) (ng/Pa s m2) | ASTM E 96B | 2.87 max. |
| Pliability | ASTM D 146 | No cracks bent 180° around 6 mm mandrel at 14ºC |
| Asphalt Concrete Mat Surface Compaction Temperature (ºC) |  | 120 |

508-4.01 METHOD OF MEASUREMENT. Add the following: No adjustments will be made in the quantities or prices of materials for the asphalt overlay because of any variations resulting from utilizing waterproof membranes of greater or lesser thickness.

508-5.01 BASIS OF PAYMENT.  Add the following:

Pay Item No.	Pay Item	Pay Unit

508(2)	Membrane Waterproofing	Square Meter

Add the following:

SECTION 511

MECHANICALLY STABILIZED EMBANKMENT RETAINING WALLS

511-1.01 DESCRIPTION. Mechanically Stabilized Embankment (MSE) Retaining Walls shall be constructed according to these specifications and at the locations shown on the plans.  The MSE retaining walls shall consist of precast concrete facing panels connected to a metallic strip or grid reinforcement. The following is the list of acceptable MSE systems for Alaska DOT/PF work.  At the Contractor's option, one of the following acceptable MSE systems may be constructed:

“MSE PLUS” of the SSL Company

4740-E Scotts Valley Drive

Scotts Valley, CA  96066

Phone: (831) 430-9300

"Reinforced Earth" of the Reinforced Earth Company

22619 S.E. 64th Place, Suite 240

Isaquah, WA 98027

Phone: (206) 391-0111

“Reinforced Soil Embankment” of Hilfiker Walls

3900 Broadway

Eureka, CA  95501

Phone: (707) 443-5091

Use only one MSE wall system for installation on this project. Use of multiple systems will not be allowed. The MSE wall system design shall conform to the requirements of Service Load Design in the 1996 AASHTO Standard Specifications for Highway Bridges, (with the latest applicable Interim Specifications) and as required on the plans and in these special provisions.

Submit complete working drawings for the selected wall system in accordance with the provisions in Subsection 105-1.02, "Plans and Working Drawings" of the Standard Specifications. Verify the existing ground elevations at the site before preparing the final working drawings. Working drawings shall contain all information required for the proper construction of the system and any required revisions or additions to drainage or other facilities. Supplement working drawings with calculations for each particular installation. The working drawings and calculations shall be sealed and signed by an Engineer who is licensed as a Civil Engineer in the State of Alaska. Allow the Engineer 3 weeks (21 calendar days) to review the working drawings and calculations.

Heights, lengths, and depths of MSE systems may vary slightly from, but shall not be less than those of the MSE walls shown on the plans. The height and length to be used for any system shall be the minimum for the system that will effectively retain the earth behind the structure for the loading conditions, contours, profile, or slope lines shown on the plans.  In addition, if the plans show limiting parameters for the systems, the system selected shall conform to those parameters. The construction of the MSE system shall conform to the details on the approved working drawings.

The design data for the MSE retaining wall system on this project consists of:

Reinforced Backfill Unit Weight	=	21.7 kN/m

Reinforced Backfill Friction Angle	=	 36  degrees

Random Backfill Unit Weight	=	21.7 kN/m

Random Backfill Friction Angle	=	 36  degrees

Foundation Soil Unit Weight		=	20.4 kN/m

Foundation Soil Friction Angle	=	 34  degrees

For the Seismic analyses, the design peak horizontal bedrock acceleration for this project site is 0.42g (in bedrock with 90% probability of not being exceeded in 50 years and has an estimated return period of 474 years). The Soil Profile is TYPE II and the Site Coefficient is 1.20.

511-2.01 MATERIALS.  Furnish materials for the MSE retaining walls conforming to the following:

GENERAL. Purchase and/or manufacture the face elements, reinforcing-mesh, grid or strips, attachment devices, joint filler, and all other necessary components from sources listed in these specifications and as shown on the contract plans.  Do not use materials not conforming to the plans, specifications or from sources not listed in the contract documents without written authorization from the Engineer.

Use fabricated and furnished materials for the MSE wall system on this project conforming to the wall manufacturers requirements of the selected MSE system, and to the applicable design and construction sections of the AASHTO Standard Specifications for Highway Bridges, Sixteenth Edition-1996.

- MSE Backfill Materials:  All MSE backfill materials used in the structure volume shall be free (less than 1 percent as determined by ATM T-6), from organic or otherwise deleterious materials and shall conform to the gradation requirements of Selected Material, Type A with a maximum size of 6-inches or less as determined by ATM T- 7.   The material shall have a sodium sulfate soundness loss of less than 10 percent after four cycles, as determined in accordance with AASHTO T 104.

Electrochemical Requirements. The MSE backfill materials shall meet the following criteria:

Requirements				  Test Methods

Resistivity	>3,000 ohm cm		AASHTO T 288

pH		          5-10			AASHTO  T 289

Chlorides	<100 parts per million		AASHTO  T 291

Sulfates	<200 parts per million		AASHTO  T 290

If the resistivity is greater or equal to 5000 ohm-cm, the chloride and sulfates requirements may be waived.

- Acceptance of Material.  Furnish to the Engineer a Certificate of Compliance certifying that all of the MSE system materials comply with the applicable contract specifications. A copy of all test results performed by the Contractor necessary to assure contract compliance shall also be furnished to the Engineer.

Acceptance will be based on the Certificate of Compliance, accompanying test reports, and visual inspection by the Engineer. The Engineer may require additional testing. If in the opinion of the Engineer, materials furnished for the MSE system do not meet the requirements as specified above, they will be rejected and shall be replaced at the Contractor’s expense. Final approval and acceptance of the MSE wall system will be subject to field inspection by the Engineer.

CONSTRUCTION REQUIREMENTS

511-3.01 EXCAVATION AND FOUNDATION. Excavate and prepare the foundation in conformance with Section 205, Excavation, Backfill and Foundation Fill for Structures.

Foundation Preparation. Grade the foundation for the structure level for a width equal to or exceeding the length of reinforcement elements plus 0.3m or as shown on the plans. Compact the foundation soil prior to wall construction, except as noted below and where constructed on rock, with a minimum of two passes with a vibratory drum compactor. Remove any foundation soils found to be unsuitable and replace with backfill as per Section 205.  Provide a non-reinforced concrete cast-in-place foundation leveling pad of the type shown on the plans or approved working drawings.

511-3.02 WALL ERECTION. Provide an on-site representative from the proprietary wall system being used to assist the Contractor and Engineer during the erection of the wall. The services of the representative shall be at no additional cost to the State.

Place concrete panels so that their final position is as shown in the plans. Panels shall be handled by means of lifting devices connected to the upper edge of the panel or as per the MSE wall supplier’s recommendations. Panels shall be placed in successive horizontal lifts in the sequence shown on the working drawings as backfill placement proceeds. As backfill material is placed behind the panels, maintain the panels in vertical position by means of temporary wedges or bracing according to the wall supplier’s recommendation. Do not exceed vertical and horizontal tolerances of 19mm as measured with a 3m straight edge. During construction, the maximum allowable offset in any panel joint is 19mm. Do not exceed 12mm per 3m of wall height for the overall vertical tolerance of the wall. Check plumb and tolerances of each panel row at the face prior to erection of the next panel row. Remove backfill and reset panels when any panels are out of tolerance.  Provide uniform horizontal, vertical and slope joint openings between panels no larger than 32mm and no smaller than 12mm.

Place reinforcement elements normal to the face of the wall, unless otherwise shown on the plans. Prior to placement of the reinforcing elements, compact backfill in accordance with Section 205 of the Standard Specifications.

Backfill Placement.  Closely follow erection of each course of panels with backfill placement. Place backfill in such a manner as to avoid any damage or disturbances of the wall materials or misalignment of the facing panels. Remove and replace any wall materials that become damaged during backfill placement. Correct any misalignment or distortion of the wall facing panels due to placement of backfill outside the limits of this specification.

Compact backfill to 95 percent of the maximum density as determined by AASHTO T 180 or ATM T-12.  Where spread footings support bridge or other structural loads, compact the top 1.5m below the bottom of the footing elevation to 98 percent of the maximum density as determined by AASHTO T 180 or ATM T-12. Do not exceed 200mm of lift thickness after compaction. Decrease this lift thickness, if necessary, to obtain the specified density. Field density will be determined in accordance with ATM T-11.

Achieve compaction within 1 meter of the back face of the wall facing with at least three passes of a lightweight mechanical tamper, roller or vibratory system.

At the end of each day's operation, slope the last level of backfill away from the wall facing to rapidly direct water runoff away from the wall face. In addition, do not allow surface runoff from adjacent areas to enter the wall construction site.

511-401 METHOD OF MEASUREMENT. Mechanically Stabilized Embankment Retaining Walls will be measured by the square meter of wall face measured along the face of the wall. Regardless of the type of system actually constructed, the square meter area for payment will be based on the height and length of each section of mechanically stabilized embankment retaining wall shown on the plans that was constructed. The height of each section will be taken as the difference in elevation on the outer face from the bottom of the lowermost face panel to the top of the uppermost face panel, based on the approved working drawings.

Tapered wall sections will be measured using the average height resulting from the height measured at each end of the tapered section.

511-5.01 BASIS OF PAYMENT. The contract price paid per square meter of MSE wall face for MSE Retaining Walls shall include full compensation for furnishing all labor, materials, tools, equipment, and incidentals and for doing all work involved in constructing the earth retaining structure; including bar reinforcing steel, excavation, leveling pad, face panels, coping, and all parts of or appurtenances to the earth reinforcement system, complete in place, as shown on the plans, as provided in the Standard Specifications, Standard Modifications and these Special Provisions, and as directed by the Engineer.

Payment will be made under:

Pay Item No.			Pay Item		            	Pay Unit

511(1)			MSE Retaining Wall			            Square Meter

#### SECTION 603

CULVERTS AND STORM DRAINS

Standard Modifications

603-2.01 MATERIALS. In the second paragraph, delete “(900 mm maximum diameter)”.

In the fourth paragraph, delete the last sentence.

603-3.03 JOINING PIPE.

2. Metal Pipe. Replace the second sentence with the following: “Use bands that are no more than two nominal sheet thicknesses lighter than the pipe being joined, and in no case lighter than 1.3 mm.”

(02/08/01)M 95

Special Provisions

603-3.02 LAYING PIPE. Add the following:

That portion of the storm drain installed under the railroad shall conform to the following requirements.

Casing pipe material shall be in accordance with Special Provisions for Section 707.

Casing shall be installed by boring and jacking.  The Contractor shall submit procedures for casing installation by boring and jacking, for review and comment by the Engineer.  No boring, jacking, or casing installation shall commence until the Engineer’s written acceptance of Contractor procedures is provided.

If trench shoring is necessary for stability of railroad embankments and/or tracks, the Contractor shall submit the shoring design for review and comment by the Engineer and the Alaska Railroad Corporation.  The Contractor’s shoring design shall be stamped and signed by an Alaska registered professional engineer.  No excavation, that requires shoring for stability of railroad embankments and/or tracks, shall commence until the Engineer’s and the Alaska Railroad Corporation’s written acceptance of the Contractor’s shoring design is provided.

The Contractor’s boring and jacking procedures and shoring plans, that have been accepted by the Engineer, shall be strictly followed in the field, unless emergency conditions require deviation from accepted procedures.  All field operations shall at all times be prudently conducted to ensure protection of railroad facilities and safe operation of the railroad.

The casing shall be installed to the line and grade shown on the Plans plus or minus 300 mm.

The diameter and shape of the hole bored through the ground beneath the railroad shall be essentially the same as the diameter and shape of the outside of the casing pipe.  If voids develop outside of the casing pipe cross-section, or if the bored hole diameter exceeds the casing diameter by 25 mm or more, then remedial measures, such as pressure grouting of the resulting void or annular space, may be directed by the Engineer at the Contractor’s expense.

Casing sections shall be field joined by partial penetration butt welds, with at least 75% weld penetration of the casing pipe wall.  All welding shall be in accordance with the American Welding Society (AWS) Structural Welding Code – Steel, AWS D1.1:2000.

At the Engineer’s option, weld procedures shall be qualified in accordance with AWS D1.1, Sections 3 and 4.  Also at the Engineer’s option, all welding shall be performed by certified welders in accordance with AWS D1.1, Section 4.  If required, weld procedures and/or welder certifications shall be submitted for the Engineer’s review and acceptance.  If weld procedure and/or welder certification submittal is required, no field welding shall commence or continue until the Engineer’s written acceptance of Contractor procedures is obtained.

All field welding shall be in accordance with AWS D1.1, Section 5.

Prior to use, all weld electrodes shall be stored in warm, clean, dry conditions, free of contaminates, and in strict accordance with their manufacturers’ recommendations.  Improperly stored and unidentifiable weld electrodes shall not be used and shall be removed from the site.

Immediately prior to welding, all welded casing ends shall be dried and cleaned of rust, scale, paint, and other contaminants, to the satisfaction of the Engineer, to a minimum distance of 25 mm from the weld all around.  When the ambient air temperature is 0 degrees Celsius or colder, welded casing ends shall be preheated to 21 degrees Celsius.  All welds shall be two passes minimum.

At the Engineer’s option, all casing welds shall be subject to visual inspection by the Engineer or his/her designated representative, and/or to Engineer-provided non-destructive testing.  Acceptance criteria for welding by visual inspection and non-destructive testing shall be in accordance with AWS D1.1, Section 6.  All required weld repairs, as well as the Contractor’s stand-by incurred while waiting for weld inspection and testing, shall be at the Contractor’s expense.

Carrier pipe casing spacers shall be designed and fabricated per Special Provisions for Section 707.  Casing spacers shall be installed in strict accordance with their manufacturers’ recommendations, or Plan drawing requirements, whichever is more stringent.

The Contractor shall install casing in such a manner that it retains a sufficiently round shape, so that casing spacers will easily slide through the installed casing.  If a heavier wall casing is required to assure installed casing roundness, then the heavier wall casing shall be furnished and installed at Contractor expense.

603-5.01 BASIS OF PAYMENT. Replace the second paragraph with the following: Excavation and bedding material associated with the construction of the storm drain system shall be subsidiary to the 603 items.

Install a 750-mm diameter pipe casing.  All materials and installation associated with the pipe casing and boring for the storm drain pipe P8.27 under the Railroad Tracks is subsidiary to the installation of the storm drain pipe and will not be paid for separately.

#### SECTION 604

#### MANHOLES AND INLETS

Special Provisions

    - MATERIALS.  Add the following paragraph at the end of this subsection:

Submit the following items for the Engineer’s review and comment:

- Shop drawings and certifications all new manhole and vault components.

- Concrete mix design for the new sanitary sewer vault top section.

- Mill certifications for the new sanitary sewer vault top section reinforcing steel.

- Slump, air content, and compressive strength test results for new sanitary sewer vault top section concrete pours.

- Manufacturers’ literature and/or shop drawings for all sanitary sewer vault electrical components.

CONSTRUCTION REQUIREMENTS. Add the following paragraphs after the second paragraph:

The following requirements shall apply to new sanitary sewer manhole MHN1.1:

- All concrete manhole components shall be manufactured in accordance with the latest version of ASTM C478.

- The new manhole shall include the base, riser sections, eccentric cone, grade ring(s), frame, cover, and incidentals as specified below.

- The manhole base and riser sections shall have inside diameters of 1.219 m, with 102 mm thick walls.

- The base section shall have 1.219 m tall walls, with a 152 mm thick by 1.575 m diameter base slab.

- Two each 1.219 m tall risers and two each 305mm tall risers shall be supplied.  The 305mm tall risers shall be delivered to the City of Wasilla, if not installed in the new manhole assembly.

- The eccentric cone shall be 1.219 m tall, with 648 mm ID man opening.

- Manhole steps shall be polypropylene-coated steel, and shall be set at 305 mm vertical spacings.

- Grade rings shall be 648 mm ID by 851 mm OD.  At least one ring shall be installed, with additional rings installed as needed.

- The cast iron manhole frame shall be 584 mm ID by 813 mm OD by 152 mm high, with a 632 mm OD cast iron “SEWER” cover, all per ASTM A-48 and A-438.

- All pipe penetrations shall be factory formed, and shall include resilient manhole/pipe connectors, per ASTM C-923, cast into the manhole wall.  Connectors shall include stainless steel pipe clamps, to assure a positive water-tight seal on the pipe.

- All manhole joints connecting the base section, risers, and eccentric cone shall be sealed, to the satisfaction of the Engineer, with pre-molded plastic gasket per ASTM C-990.  All excess joint material inside the manhole shall be removed.

- Grade rings and the cast iron frame shall be secured in place and sealed with 5-minute set cement-based grout, per ASTM C-109, similar to the “MHA” detail on Sheet UD5.

- The “rim-to-top-step” distance criteria shown on the “MHA” detail on Sheet UD5 shall apply to manhole MHN1.1.

- Manhole MHN1.1 shall have an insulated dust pan similar to the “MHA” detail on Sheet UD5.

- Sanitary sewer pipe shall be stubbed 100 mm minimum into the manhole, measured at springline.

Add the following paragraph after the ninth paragraph:

The finished manhole floor outside the channel shall be smooth, and shall slope toward the channel at a 12 horizontal to 1 vertical slope.  A self-cleaning shroud, sloping at 1 horizontal to 1 vertical minimum, shall be grouted around the top of each sanitary sewer pipe in the manhole.

Add the following paragraph after the fourteenth paragraph:

See the Plans for requirements for adjusting and reconstructing of existing sanitary sewer manholes.  In the event of a discrepancy between the Plans and the Specifications, Plan requirements for sanitary sewer manhole adjustment and reconstruction shall supercede the Specifications.

604-5.01 BASIS OF PAYMENT. Add the following paragraphs after the second paragraph:

Excavation, shoring, dewatering, backfill, compaction, excess and unusable material disposal, and earthwork incidentals per Section 204, as appropriate, for the replacement sanitary sewer manhole, new sanitary sewer manhole MHN1.1, new sanitary sewer vault top section, existing sanitary sewer manhole adjustments and reconstructions, and sanitary sewer vault electrical improvements, shall be subsidiary to the various sanitary sewer structure bid items.

Payment for the replacement sanitary sewer manhole at Station 2+964+/-, 7.5 m+/- left, shall be under item 604(2).  Protection and cleaning of existing in-service pressure sewer piping and appurtenances inside the existing and new manhole, all to the satisfaction of the Engineer, shall be subsidiary to the replacement manhole.

Payment for the new sanitary sewer manhole MHN1.1 shall be under item 604(2A).

Backfilling of the excavation for removal of the existing 50 mm HDPE sanitary sewer service, just north of the replacement sanitary sewer manhole, shall be subsidiary to the replacement manhole.

Sanitary sewer vault ladder extension, furnishing and installation of new 648 mm and 762 mm inside diameter concrete grade rings, furnishing and installation of a new 762 mm cast iron frame and cover, installation of the salvaged 610 mm cast iron frame and cover, furnishing and installation of a new 580 mm insulated dust pan, and other incidentals for complete installation of the new vault top section, shall all be subsidiary to the new vault top section.  Paving of the 1.5 m by 4.5 m vault work pad, as well as Type “A” and Type “D-1” subgrade material below the paved work pad, shall be subsidiary to the new vault top section.  Any and all Type “C” fill, compaction, grading, topsoil, seeding, and incidentals associated with the new vault top section site work shall be subsidiary.  Protection of existing in-service pressure sewer piping and appurtenances inside the vault shall be subsidiary to the new vault top section.

Sanitary sewer vault electrical improvements shall include the new meter/main with panelboard complete, backboard, and timber post, 50.8 mm riser per MEA specifications, 25.4 mm underground conduit and wiring from the panelboard into the vault, vault wall penetration and patching, vault interior boxes, conduit, drains, and supports, all wiring, all required seals, all grounding, vault dewatering, and all incidentals for a complete, workable, and code-compliant installation that has passed required inspections and is ready for service.  The City of Wasilla will pay for MEA to bring primary service to the Contractor-supplied meter/main, but the Contractor shall be responsible for coordination with MEA and for third-party inspections.

#### Add the following:

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

604(2A)	    New Sanitary Sewer Manhole MHN1.1	Each

604(8)	 Reconstruct Existing Manhole, Sanitary Sewer	 Each

604(9)	Adjust Existing Manhole, Sanitary Sewer	 Each

604(10)	 New Sanitary Sewer Vault Top Section	Each

#### 604(11)	 Sanitary Sewer Vault Electrical Improvements Complete	 Lump Sum

#### (11/15/00)Raven

#### SECTION 606

GUARDRAIL

Special Provisions

606-1.01 DESCRIPTION.  Add the following: This work shall also include furnishing and installing removable steel bollards, locks, and foundations.

606-2.01 MATERIALS. Add the following to the list of material specifications:

Sheet Aluminum		730-2.01

Acrylic Prismatic Reflectors		730-2.06

Steel tubes, plates and shapes		ASTM A 36

Add the following subsection:

606-3.09 REMOVABLE STEEL BOLLARDS.   Removable steel bollards shall be of steel conforming to the requirements of ASTM A36 and shall be galvanized in accordance with the requirements of AASHTO M 111.  All galvanizing shall be done after fabrication.

606-4.01 METHOD OF MEASUREMENT. Delete the third paragraph and replace with the following: Removable steel bollards will be measured per each complete installation as shown on the plans.  Padlocks and foundations are subsidiary and will not be measured for payment.

606-5.01 BASIS OF PAYMENT. Add the following pay item: Standard W-Beam end sections and standard Thrie beam terminal connectors as shown on Standard Drawing G-00.01[M] shall be subsidiary to W-Beam and Thrie Beam guardrail items.

Pay Item No.	Pay Item	Pay Unit

606(15)	Full Concrete Barrier	Meter

606(17)	Removable Steel Bollard	Each

606 (28)	Double Faced Thrie Beam Guardrail	Meter

SECTION 608

SIDEWALKS

Special Provisions

608-2.01 MATERIALS. Add the following: Use AC-5 asphalt cement in the asphalt concrete pavement mix for asphalt pathways, and shall conform to the requirements of subsection 702-2.01, Asphalt Cements. Aggregate shall meet the gradation requirements of subsection 703-2.04, Aggregate for Plant Mix Asphalt Pavement, for Asphalt Concrete Type II. In addition, the asphalt concrete shall conform to the following:

Marshall Stability, pounds, minimum	4500 N

Voids, Total Mix, percent	3-5 %

Compaction Blows per Side	50

Standard Modification

608-4.01 METHOD OF MEASUREMENT.  In both the first and second paragraphs, after “finished surface” insert “, including ramps”.

(06/25/99)M 74

608-5.01 BASIS OF PAYMENT. Add the following: Pay for labor and materials to furnish and place embankment and bed course materials under Sections 203 and 301, respectively.

(8/30/95)R165M

#### Sidewalks installed on the bridge will be subsidiary to item 501(1) Class A Concrete.

#### SECTION 609

#### CURBING

#### Special Provisions

#### 609-5.01 BASIS OF PAYMENT. Add the following: Curb installed on the bridge will be subsidiary to item 501(1) Class A Concrete.

#### SECTION 610

DITCH LINING

Special Provisions

610-5.01 BASIS OF PAYMENT.  Delete the first sentences and substitute the following: Ditch Lining will be subsidiary to Item 611(2) Riprap Class I.

SECTION 611

RIPRAP

Special Provisions

611-5.01 BASIS OF PAYMENT. Add the following: Excavation required to install riprap will be subsidiary to item 611(2) Riprap, Class I.

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01 DESCRIPTION. Add the following: This work shall also include furnishing and installing permanent Type II and Type III Barricades at the location shown in the plans and in accordance with the Standard Drawings.

Item 615(12), Cantilever Sign Supports, consists of furnishing all labor, equipment, and materials, including poles, mast arms, foundations, and all other items required to install overhead signs.

615-2.01 MATERIALS. Under item 1. change the first sentence to the following: Submit all signs that require the use of the Alaska Sign Design Specifications (ASDS), the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual, letter width and spacing charts for approval before fabrication.

Add the following: On Standard Drawing S-22.00, which details the Cantilever Sign Supports, replace all references to “Standard Pipe” and “Extra Strong Pipe” with ”0.375 inch wall thickness,” and “0.500 inch wall thickness,” respectively.

Add the following regarding the Cantilever Sign Supports: Furnish hot dip galvanized steel poles designed according to AASHTO’s “Standard Specifications for Structural Supports for Highway Signs, Luminaires, and Traffic Signals”. Use 100 mile per hour wind speeds with gusts to 130 miles per hour and the sign area from the sign summary in the plans as the basis for design. The pole manufacturer shall provide the Engineer with a certification that the poles were designed as required in the preceding sentence and calculations that verify the same.

Fabricate each pole from round steel tubes that feature a constant diameter over their entire length. Fabricate the poles and mast arms using steel that meets the requirements of ASTM A572 with a minimum yield strength of 35 ksi and a minimum ultimate strength of 60 ksi. The manufacturer shall fabricate each pole and mast arm from a single piece of steel, using one longitudinal weld. All welding shall conform to the requirements of AWS D1.1. The Department will not approve using laminated tubes, tubes that feature a spiral weld, and tubes made from more than one piece of steel. The base plate of the pole shall conform to ASTM A36 or ASTM A572 Grade 42. The fabricated tubes, base plate, and field splice flange plates shall meet the minimum values for Group 3 Fracture Critical Charpy V-Notch requirements found in Section 716 of the Standard Specifications. Install the bolts in accordance with subsection 504-3.01, subsection 7.

Hot-dip galvanize each pole and mast arm after fabrication in conformance with AASHTO M111. Use only the dry kettle method of fluxing each pole section. Submerge each section in the galvanizing kettle in one dip. Hot-dip galvanize the bolts, nuts, and washers in conformance with AASHTO M232. Provide only those galvanized bolts that accept galvanized standard nuts without requiring tools or causing removal of the protective coatings.

Use Standard Drawing S-34.00, which provides sign post, slip base, and foundation details, to find the size of foundation required for each sign post type specified in the Sign Summary. Disregard all slip base details. Details on the multi-directional, breakaway coupler base are available from the manufacturer. Install the multi-directional, breakaway coupler base on all of sign post types specified in the sign summary, except for perforated steel tubes.

615-3.01 CONSTRUCTION REQUIREMENTS. Replace item 7. with the following:

7.	The Contractor shall notify the Engineer five (5) days prior to beginning sign salvage activities. At that time, the Engineer will identify signs that are to be salvaged.  For each designated sign, the Contractor shall disconnect the sign post from the panel.  The Contractor shall, without damaging the panels, stack panels in one pile and posts and associated hardware in another pile. The Contractor shall deliver the sign panels, posts and hardware to the State Maintenance Yard located in Palmer, Alaska. Prior to deliver the Engineer shall inspect and approve the materials. Any panels, posts and hardware damaged during the salvage or the Contractor at no additional cost to the Department will replace delivery.

The Contractor shall remove and dispose of project signs and/or parts designated for removal and not selected for salvage.

The Contractor shall not deliver the salvaged materials until the Engineer has inspected and approved the salvaged materials.  The Contractor shall replace all the panels, posts and hardware damaged during salvaging or delivery operations with new panels, posts and hardware at no additional cost to the Department.

The Contractor shall remove and dispose of project signs designated for removal and not selected for salvage.

Dispose of foundations from salvaged existing signs in a manner approved of by the Engineer (remove and dispose, abandoned in place, or locate within the roadway structural section). If the Department abandons the foundations in place, remove the tops of the foundations, reinforcing steel, anchor bolts, and conduits to a depth of not less than 300 millimeters below roadway subgrade or unimproved ground, whichever applies. All signs and posts at a single installation shall be considered as one unit.

615-3.02 SIGN PLACEMENT AND INSTALLATION. Add the following: Coordinate with City of Wasilla 30 days prior to installing permanent street name signs. Do not remove existing signs without authorization from the Engineer.

Mark the date of installation on the back of the sign prior to mounting the sign panel. Write the installation dates in the format of a month/day/year, using black permanent marker, with numbers a minimum of 75 mm in height, so as to be readable from the roadside after installation.

615-4.01 METHOD OF MEASUREMENT. Add the following to the second paragraph: Concrete used for sign bases are considered subsidiary to other work under this section.

Permanent Type II Barricades will be measured by each installation.

Permanent Type III Barricades will be measured by each installation.

615-5.01 BASIS OF PAYMENT. Add the following: Work for keeping existing signs in service until the Department no longer needs them, or temporarily relocating existing signs, is subsidiary to Item 615(1), Standard Signs.

Payment for removal of existing signpost foundations, or work required to abandon them in place, shall be subsidiary to Item 615(1), Standard Signs.

Salvaging activities for signs and posts will be subsidiary to Item 615(1) Standard Signs. (6/8/00)R50M98

Payment for furnishing all labor, materials, tools, equipment, and incidentals for preparing and painting each cantilevered sign structure shall be included in the unit price paid for Item 615(12).

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

615(8)	Type II Barricades, Red & White	Each

615(9)	Type III Barricades, Red & White	Each

615(12)	Cantilever Sign Support	Lump Sum

## SECTION 616

# THAW PIPE AND THAW WIRES

Special Provisions

MATERIALS

616-2.02 THAW WIRE. Under Item 3 “Controls,” add the following:

d.	Use a spring wound mechanical line voltage timer.  Contacts close during timer period.  Contact rating 20 amps inductive at 120 volts.  Time period is 12 hours with hold.  Intermatic PFGH or equivalent.

CONSTRUCTION REQUIREMENTS

Standard Modifications

616-3.02 THAW WIRE. In the table under item 5. Color Coding, move “Red” to the Ungrounded column for 3-wire conductors. (02/08/01)M96

Special Provisions

616-3.02 THAW WIRE. Delete the table at the top of page 296 and substitute the following:

| Nominal Voltage/Phase | Grounded | Ungrounded |
| --- | --- | --- |
| 120 volt, single phase, 2 wire | White | Black |
| 120/240 volt, single phase 3 wire | White | Black/Red |

Install direct bury thaw cable 600 mm below grade, typical.  Use Type UF or Type TC cable.  Install Red Warning Tape, labeled “Caution-Buried Electrical”, 150 mm wide by 150 mm deep over the thaw wire.

616-3.05 BASIS OF PAYMENT.  Add the following: All junction boxes, conduit, wiring, and splices are subsidiary to the thaw wire.

SECTION 618

SEEDING

Special Provisions

618-1.01 DESCRIPTION. Delete this subsection and substitute the following: All new or disturbed areas shown on the Plans and any other areas identified by the Engineer within the project limits shall be seeded. Track the soil and apply seed, mulch, fertilizer and water. As soon as possible provide a living ground cover on all slopes.

This work shall consist of topsoil preparation, hydraulic application or hand broadcasting of the seed, finishing work including raking seed into the soil, fertilizing and limestone application in conformance with the Plans and Specifications.

Standard Modifications

618-2.01 MATERIALS. Use materials that conform to the Special Provisions and the following:

Seed 	Section 724

Fertilizer (20-20-10)	Section 725

(02/08/01) M99

Special Provisions

618-2.01 MATERIALS. Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

Standard Modifications

Replace subsection 618-3.01 with the following:

618-3.01 SOIL PREPARATION. Clear all areas to be seeded of stones 100 mm in diameter and larger and of all weeds, plant growth, sticks, stumps, and other debris or irregularities that might interfere with the seeding operation, growth of grass, or subsequent maintenance of the grass-covered areas.

Make areas to be seeded reasonably free of ruts, holes, and humps.

When specified, apply topsoil according to Section 620.

Roughen the surface slightly by means of dozer-tracking or other approved method.

Replace subsection with the following:

618-3.01 SOIL PREPARATION. Clear all areas to be seeded of stones 100 mm in diameter and larger and of all weeds, plant growth, sticks, stumps, and other debris or irregularities that might interfere with the seeding operation, growth of grass, or subsequent maintenance of the grass-covered areas.

Make areas to be seeded reasonably free of ruts, holes, and humps.

When specified, apply topsoil according to Section 620.

Roughen the surface slightly by means of dozer-tracking or other approved method. (02/08/01) M99

Special Provisions

618-3.01 SOIL PREPARATION. Add the following: Seed shall be applied immediately after the topsoil base preparation has been completed in accordance with Section 620 and approved by the Engineer. Protect prepared base from damage and prevent erosion if seeding season limitations prohibit application of seed.

618-3.02 SEEDING SEASONS.  Add the following: Schedule A wildflowers should be seeded May 1-July 15 or dormant seeded after September 15, no seeding of Schedule A shall occur between July 15 and Sept 15.  Application of Schedule B and C shall be performed between May 15 and August 15.

Seed germination shall occur in the same growing season for Schedule A, B, and C.

Standard Modifications

618-3.03 APPLICATION. Replace Items 1 and 2 with the following:

Use any of the following methods:

1.	Hydraulic Method.

a.	Furnish and place a slurry made of seed, fertilizer, water, and other components as required by the Special Provisions.

b.	Use hydraulic seeding equipment that will maintain a continuous agitation and apply a homogeneous mixture through a spray nozzle. The pump must produce enough pressure to maintain a continuous, nonfluctuating spray that will reach the extremities of the seeding area with the pump unit located on the roadbed. Provide enough hose to reach areas not practical to seed from the nozzle unit situated on the roadbed.

c.	If mulch material is required, it may be added to the water slurry in the hydraulic seeder after adding the proportionate amounts of seed and fertilizer. Add seed to the slurry mixture no more than 30 minutes before application.

d.	Mix the slurry and apply it evenly.

2.	Dry Methods.

a.	Use mechanical spreaders, seed drills, landscape seeders, aircraft, cultipacker seeders, fertilizer spreaders, or other approved mechanical spreading equipment when seed and fertilizer are to be applied in dry form.

b.	Spread fertilizer separately at the specified rate. (02/08/01) M99

Special Provisions

618-3.03 APPLICATION METHOD. In the first sentence of subparagraph c., under numbered paragraph 1. Hydraulic Method, delete the following: "and/or limestone, Item 618(4),".

Add the following: Apply seed, mulch and fertilizer as follows per hectare (ha). Apply seed and mulch in one application if using the hydraulic method. Apply all fertilizer with the hydraulic method.

| Item | Ingredients | Application Rate (per ha) |
| --- | --- | --- |
| Seed Mix, Type A | Arctared Fescue (Festuca rubra) Crimson Clover (Trifolium incarnatum) Purple Clover (Trifolium pratense) Annual Ryegrass (Lolium) Forget-me-not (Myosotis alpestris) Lupine (Lupinus perennis) Nootka Lupine (Lupinus nootkatensis) Shasta Daisy (Chrysantheum maximum) Siberian Aster (Aster sibiricus) Western Columbine (Aquilegia formosa) Northern Yarrow (Achillea borealis) | 20 kg 5 kg 5 kg 5 kg 1.5 kg 3 kg 3.5 kg 1 kg 2 kg 2 kg 2 kg Total=50 kg |
| Seed Mix, Type B | Slender Wheatgrass Yellow Sweet Clover (Melilotus officinalis) Annual Ryegrass (Lolium spp.) | 40 kg 20 kg 15 kg 75 kg |
| Seed Mix, Type C | Egan American Sloughgrass (Beckmania syzigachne) 75% 35 kg Alyeska Polargrass (Arctagrostis latifolia "Alyeska") Arctared Red Fescue (Festuca rubra "Arctared”) 80% 15 kg Annual Rye Grass (Lolium spp.) | 25 kg 40 kg 20 kg 15 kg 100 kg |
| Mulch | -- |  |
| <3:1 |  | 2241 kg |
| >3:1 to 2:1 | add tackifier | 2805 kg |
| Fertilizer | 5-3-1 | 1100 kg |

Each species of seed to be supplied separately and not as mixtures.  Mark each container with the weight and with the manufacturer’s guaranteed analysis of the contents showing the percentage for each ingredient contained therein.

The Contractor shall not remove the required tags from the seed bags.

*Note: If Bering Hairgrass (Norcoast) is unavailable an equivalent amount of Tufted Hairgrass, Boreal Red Fescue, or Timothy Climax may be substituted at no additional cost to the Department.

Standard Modifications

Replace subsection 618-3.04 with the following:

618-3.04 Plant Establishment AND MAINTENANCE. Protect seeded areas against traffic and erosion.

Promptly repair surfaces that are gullied or otherwise damaged following seeding by regrading, reseeding, and remulching as needed.

Water and maintain seeded areas in a satisfactory condition until final inspection and acceptance of the work. Use equipment that can water all seeded areas without damaging the seed bed.

Reseed any areas not showing evidence of satisfactory growth within 3 weeks of seeding. (02/08/01) M99

Special Provisions

618-3.04 Plant Establishment AND MAINTENANCE Delete second paragraph and replace with the following: Water seeded areas as required for proper germination and growth.

Add the following:

Fertilizing.  Fertilizer shall be reapplied with water twice between May 31 and September 1 at a rate of one-half the initial application to all areas that received Schedule A as shown on Plans during the maintenance period.

Fertilizer shall be reapplied once between May 15 and June 15 at a rate of one-half the initial application to all areas that received Schedule B and C as shown on the Plans during the maintenance period.

- Watering during establishment.  Contractor shall ensure that the seeded areas stay moist during germination and seedling establishment (as defined by the grass plants

- attaining a height of approximately 75mm).  The Contractor shall be prepared to water the seeded areas 3 times a day if weather conditions warrant it, until seedlings have become established.

- If the Contractor fails to apply adequate moisture during the germination period for 4 consecutive days, or after 2 notices without immediate response, the Engineer may declare all affected seeding unacceptable.  The Contractor will be required to reseed areas that have not been kept moist.

- Mowing. To control successional growth of voluntary species all areas seeded with Schedule A and Schedule C shall be mowed once at the end of the growing season after August 30th when plants are dormant.

Maintenance period.

The maintenance period for Schedule A, B, and C shall be one full growing season following their acceptance. One full growing season shall be defined as the period between May 1 and September 30 for the purpose of this Contract. Partial growing seasons will not be counted against the one full growing season requirement.

The Contractor shall repair any damage to all seeded areas within their respective maintenance periods upon request by the Engineer.

Add the following:

    - FERTILIZER. Fertilizer shall be delivered in moisture-proof containers marked with weight and manufacturer’s guaranteed analysis showing proportions of the chemical ingredients of nitrogen, phosphoric acid, and potassium within a tolerance of +/- 2 percent. A slow release fertilizer 5-3-1 (N-P-K) such as Grow-Power as supplied by Fiber Marketing International, Inc., 9220 E. Buckeye, Spokane, WA 99206, (800) 426-6002 or equivalent shall be used for all seeding applications.  Fertilizer shall be applied at a rate determined by the Engineer, as described in Section 618-3.03, and based on the soil analysis tests provided by the Contractor for the topsoil used for this project.

618-4.01 METHOD OF MEASUREMENT.  Replace the second paragraph with the following: Seeding with Schedule A, B, and C shall be measured by the kilogram. Measurement by the kilogram shall be the number of kilograms of seed (Dry Measure for Schedule A, B, and C accepted in place. Water shall be measured by the Kiloliter.

The amount of mulch, and fertilizer in this work, including any required reseeding, will be subsidiary to Pay Items 618(2A-2C) and shall not be measured separately for payment.

The work described under subsection 618-3.01 Soil Preparation shall not be measured but will be subsidiary to Items 618(2A-2C).

Mowing and fertilizing for seeded areas will not be measured separately, but shall be subsidiary to Items 618(2A-2C).

Delete the last paragraph.

618-5.01 BASIS OF PAYMENT. Add the following: Partial payments shall be made at 40% upon seeding, 30% at the end of the first growing season in which seeding is done (first season’s maintenance) and 30% upon final acceptance.

The amounts of mulch, fertilizer, and water for application used in this work, including any required reseeding, are subsidiary to Pay Item 618(2A-2C).

Mowing seeded areas will not be measured separately, but shall be subsidiary to Items 618(2A-2C).

The work described under subsection 618-3.01 Soil Preparation is subsidiary to Items 618(2A-2B).

Maintenance for seeded areas shall be subsidiary to Items 618(2A-2B).

Water required for the hydraulic method of application is subsidiary to seeding. (8/28/00)R52M98

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

618(2A)	Schedule A, Wildflower Seed	kg

618(2B)	Schedule B, Erosion Control Seed	kg

618(2C)	Schedule C, Wetland Grass Seed	kg

618(3)	Water for Seeding and all Plant Materials	kl

SECTION 619

SOIL STABILIZATION

Special Provisions

619-1.01 DESCRIPTION. Add the following: This work also consists of constructing cellular slope protection system where shown on the plans.

619-1.03 SUBMITTALS. Add the following:  Submit a Manufacturer’s Certificate of compliance as defined in subsection 106-1.05, Certification of Compliance, for all materials to be placed under item 619(16) Cellular Slope Protection.  Include the manufacturer’s installation instructions for the application shown on the plans.

619-2.01 MATERIALS. Add the following:

Use materials that conform to the following Cellular Slope Protection requirements:

- General.  Use cellular slope protection systems premanufactured as an assembly of expandable connected cells constructed of high-density polyethylene (HDPE).  Use non-perforated cell walls.  Firmly anchor the slope protection as recommended by the manufacturer.

- Cellular Slope Protection System.  Use one of the following cellular slope protection systems or an approved equivalent:

- “EnviroGrid 4”, as manufactured by AGH Industries, Inc., P.O. Box 1852, Fort Worth, Texas, 76101, (817) 284-1742.

- “GeoLok 400”, as manufactured by Fluid Systems, Inc., 1245 Corporate Boulevard, suite 300, Aurora, Illinois, 60504, (800) 346-9107.

- “Geoweb 4” Standard Cell”, as manufactured by Presto Products Company, P.O. Box 2399 Appleton, Wisconsin, 54913, (800) 548-3424.

Prefabricated cellular slope protection systems shall meet the following requirements:

Nominal cell Depth (min.)			102 mm (4”)

Sheet Thickness (min.)			50 mil 5 mil

Tensile Seam Strength (min.)			1000 N

Standard Sheet Configuration (typ.)	2.44 m x 6.10 m

Individual Expanded Cell (max.)	244 mm x 203 mm

619-3.11 CELLULAR SLOPE PROTECTION. Add the following subsection: Construct the cellular slope protection according to the details on the approved working drawings and consistent with the manufacturer’s recommendations.

Foundation Preparation.  Construct slopes to the lines and grades shown on the plans prior to construction of the cellular slope protection.  Level or fill localized high or low spots.   Remove all obstructions such as projecting stones.  Remove soft or low-density pockets of material and fill with selected material.

Construction Requirements.  Place the cellular slope protection mats in such a manner as to produce a smooth surface, and construct within the specified lines and grades shown on the plans.  Follow the manufacturer'’ recommendations for construction of the cellular slope protection system.

Fasten the mat over the guard rail posts by sliding one cell over each guard rail post prior to installing the wood offset block and guard rail beam.  Stretch the mat to the standard nominal expanded dimensions and anchor it according to the manufacturer’s recommendations.

Place the mats side by side so that the mats interlock.  Join or anchor the mats according to the manufacturer’s recommendation.

Infill the cells with topsoil to a depth of 50-mm above the cell walls.  Compact the topsoil with a smooth excavator bucket or with hand equipment.

619-4.01 METHOD OF MEASUREMENT. Add the following: Cellular Slope Protection.  At the contract unit price per square meter, complete in place.  Payment for infilling Cellular Slope Protection with topsoil will be paid for under pay item 620(1) Topsoil.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

619(2A)	Jute Matting	Square Meter

619(6)		Cellular Slope Protection	Square Meter

SECTION 620

TOPSOIL

Special Provisions

620-2.01 MATERIALS. Delete this subsection in its entirety and substitute the following: Topsoil shall conform to the requirements of Section 726.  Use Class A topsoil.

620-3.01 PLACING.  Delete paragraph in its entirety and substitute the following:

Topsoil shall be evenly spread to a minimum depth of 100 mm after settlement on all areas to be seeded with Schedule A, B, or C, as described in Section 618.

All slopes to be seeded with the ratio of 1V:4H or steeper shall be prepared by tracking with a dozer such that track works are perpendicular to the fall of the slope. This should be completed as soon as topsoil is placed on the slopes.  The Contractor shall round the top and bottom of the slopes to create a pleasing appearance, however drainage flow lines shall not be disrupted.  All equipment performing the placement of topsoil, or other operations for this project shall be kept clear of wetland areas.  If access into the wetland is required, it shall be approved by the Engineer and shall be performed under close supervision.

Topsoil shall not be placed in heavy rainfall, snowfall, when the soil is frozen or during other conditions detrimental to the work.  Contractor shall keep all roadway surfaces clean of topsoil during hauling and spreading operations.

620-5.01 BASIS OF PAYMENT. Add the following: Track walking shall be subsidiary to Item 620(1A-B) Topsoil. Do not measure limestone for payment, and is subsidiary to Item 620(1) Topsoil.

(9/11/96)R53

- Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

620(1A)	Topsoil (100 mm Depth)	Square Meter

SECTION 621

## PLANTING TREES AND SHRUBS

- Special Provisions

621-1.01 DESCRIPTION.  Delete this subsection in its entirety and substitute the following: This work shall consist of furnishing, planting and maintaining trees, shrubs, native sod and other plants on prepared areas as shown and scheduled on the Plans.

This work shall also include preparation of planting beds including furnishing and installing shredded bark mulch and Plastic Landscape Edging as shown on the Plans.

621-2.01 PLANT STOCK.  Delete this subsection in its entirety and substitute the following: All plants shall be locally grown and shall be true to type and name in accordance with the current edition of Standardized Plant Names, American Joint Committee on Horticultural Nomenclature, except that plant species which are scheduled, but not included in the current edition of Standardized Plant Names, shall be certified by a botanist.  Each bundle, flat, or plant if not bundled, shall be labeled with the scientific name.

Variety and species shall be as scheduled on the Plans.  All trees and shrubs shall be typical of the species or variety and shall, unless otherwise specified, conform to the latest edition of the American Standard for Nursery Stock (ANSI-Z 60.1) of the American Association of Nurserymen (AAN) for type and grade.  Plant stock having severely damaged bark or trunks, broken leaders or main branches, severed main roots, or evidence of disease or injurious insects will be rejected.  Bare root trees and shrubs will also be rejected.

1.	Nursery Stock.

a.  	Trees and shrubs furnished from a nursery shall have a fibrous compact root system suitable for the various species and sizes called for on the plans.

- Container-grown plants shall be healthy, vigorous, well rooted and established in the container in which they are furnished.  Root mass shall retain its shape and hold together when removed from the container without being root-bound.

2.	Balled and Burlapped Plants.

a.	The diameter and depths of balls on balled and burlapped Trees and Shrubs shall be in accordance with the latest edition of ANSI-Z60.1.

- All balled and burlapped Trees and Shrubs shall be furnished with a firm ball of earth from the original and undisturbed soil in which the plant was growing growing and of sufficient depth to include fibrous and feeding roots.  The ball shall be wrapped with burlap or similar approved material and tightly laced to hold the ball firm and intact. Any balled and burlapped designated plant material arriving at the planting site with broken or loose balls or of manufactured earth will be rejected.

- All plants found to be rootbound by the determination of the Engineer will be rejected.

3.	Container Stock

- Containerized plants shall be well established in the container with a root system sufficiently developed to hold together when removed from the container. Plants shall not be pot bound nor have kinked, circling, or bent roots. The root ball periphery shall be free of circling roots larger than 1/4 inch in diameter.

b.	Plants shall conform to the measurements specified except that plants larger than those specified may be used if approved by the Purchaser. Use of larger plants shall not increase the contract price nor allow the Contractor to use smaller than specified material on other plants. If larger plants are approved, the root ball, root spread, or container shall be increased in proportion to the size of the plant.

c.	Caliper measurements shall be taken six inches (15 cm) above the trunk flare for trees up to four inches (10 cm) in caliper, and 12 inches (30 cm) above the trunk flare for trees over four inches (10 cm) in caliper. Plants shall be measured when branches are in their normal position. If a range of size is given, no plant shall be less than the minimum size, and no less than 50 percent of the plants shall be as large as the maximum size specified.

d.	Plants shall have a standard balance between height, crown spread, diameter, and root ball size according to the American Standard for Nursery Stock.

- Substitutions.  No substitutions of plant stock will be permitted without written approval of the Engineer.  Request for substitutions for Trees and Shrubs shall be submitted in writing three (3) months prior to installation.

5.	Storage and Packing.  All plant material shall be handled and packed in accordance with good nursery practices as required by soil and climatic conditions.  Plants that show signs of improper storage or handling will be rejected.

6.	Inspection.

a.	All planting stock shall be available for inspection in the nursery.  The Contractor shall furnish complete and detailed information concerning the source of supply for each item of plant materials not less than 10 days in advance of digging operations.

- The Engineer will make the final inspection and acceptance, prior to placing the plants in their permanent positions.  Plants will be inspected for size of ball or roots, color, absence of defects, and for other requirements at the planting site.

Plant material installed prior to acceptance by the Engineer will be removed, inspected and reinstalled if found acceptable.

621-2.02 FERTILIZER.  Add the following: Fertilizer shall be delivered in moisture-proof containers marked with weight and manufacturer’s guaranteed analysis showing proportions of the chemical ingredients of nitrogen, phosphoric acid, and potassium within a tolerance of +/- 2 percent. A slow release fertilizer 12-8-8 (N-P-K) such as Grow-Power 4-6 Month Release as supplied by Fiber Marketing International, Inc., 9220 E. Buckeye, Spokane, WA 99206, (800) 426-6002 or equivalent shall be used with all trees and shrubs early in the first full growing season following installation.  Fertilizer shall be applied at a rate determined by the Engineer, as described in Section 726, according to the manufacturer’s recommendations and based on the soil analysis tests provided by the Contractor for the topsoil used for this project.  The fertilizer tablets shall be placed near the root zone in accordance with the fertilizer manufacturer’s instructions.  Fertilizer shall be well watered in immediately after application.

621-2.04 MULCH.  Replace with the following: Mulch shall be shredded bark mulch.  It shall consist of shredded bark and wood.  Maximum length of any individual components shall be 50mm and a minimum of 75% of the mulch shall pass through a 25mm sieve.  Mulch shall be free of growth or germination-inhibiting ingredients.  The bark mulch shall have the characteristics of retaining moisture, forming a mat not susceptible to spreading by wind or rain, and providing a good growth medium for plants.  Shredded bark may contain up to 50% shredded wood material.  Wood chips are not acceptable.  Bark mulch containing shredded wood shall be aged for one-year minimum prior to installation.  The mulch shall not contain resin, tannin, or other compounds in quantities that are detrimental to plant life.  Mulch shall be spread evenly in all planting beds as shown on Plans.

621-2.06 STAKES.  Add the following: Stakes shall be installed as shown on Plans.

621-2.07 TREE WOUND DRESSING.  Delete this subsection in its entirety.

Add the following subsection:

621-2.08 PLASTIC LANDSCAPE EDGING.  Plastic Landscape Edging shall be Edge-King heavy duty polyethylene/vinyl in black color as distributed by Oly-Ola Sales, Inc., 124 E. Charles Road, Villa Park, Illinois, phone: (800) 334-4647 or approved equal.  Plastic Landscape Edging shall be installed straight, level, secure and in accordance with the manufacturer’s recommendations as shown on Plans.

621-3.02 ADVANCE PREPARATION AND CLEANUP. Add the following: Areas that receive group plantings shall be laid out as shown on Plans.  Contractor shall mark these areas individually with flags, or other approved methods to delineate between planting areas.  Engineer shall approve the shape, size, location and general layout of planting areas before the work may proceed.

Contractor shall stake or mark with other approved methods the location of individual trees within each planting area for approval by the Engineer.

621-3.03 PLANTING.  Delete Items 1 and 2 and substitute the following:

1.	Plant Season.

Locally grown: The Engineer may authorize transplanting at any time during the growing season if favorable conditions are present.

2.	Excavation.

a.	Topsoil shall be kept separate from subsoil and shall be rendered loose and friable.  Any material detrimental to plant growth shall be separated and disposed at approved locations.

b.	Planting pits for trees and shrubs shall be in accordance with the details shown on the Plans.

Delete paragraphs (c.) and (d.)

- Pruning.  Delete the last two sentences of paragraph b in their entirety.

- Transplanting.  Delete this paragraph in its entirety.

5.	Placing Plants.

Add the following to paragraph a: Trees and Shrubs shall be planted as shown on the Plans and as directed on site by the Engineer.

Delete paragraph b and substitute the following: Balled and burlapped plants, plants in wire baskets or containers shall be handled by the earth ball, container, or basket and not by the plant itself.  Wire baskets, and burlap shall be clipped and laid flat on the bottom of the planting pit as indicated on the Plans.  Containers shall be removed from the site.  The Engineer may reject any plants whose rootballs collapse during planting

6.	Backfilling.  Work backfill mix around the roots and firmly tamp it as it is filled into the holes to eliminate air pockets.  Avoid bruising or breaking the roots while tamping or firming the backfill mix about them.  Hold upright plants plumb during the backfilling operation.  When the backfilling is 2/3 completed, loosen the exposed burlap and lay it back from the ball or cut off excess. After thorough watering, complete the backfilling. During backfilling, remove stocks, sod, clods, or other materials that tend to form air pockets.  Except in areas for shrub beds, construct a shallow basin of backfill mix approximately 75mm deep and as wide as the diameter of the hole around each plant.  On steep slopes, pull enough soil to the lower side of the plants to form shallow basins to catch and hold water.  After the backfilling is completed, water the plant basins thoroughly.

7.	Wrapping.  Delete this paragraph in its entirety.

- Staking and Guying.  Delete paragraphs a, b, and c in their entirety and add the following: Contractor shall stake trees as shown on Plans and as directed by the Engineer.  The stakes and wire shall be maintained during construction and the establishment period to prevent damage to the trees.  All stakes and wire shall be removed at the end of the period of establishment.

Add the following subsection:

9.	Certified Arborist.  > The Contractor shall retain the services of an > arborist certified by the International Society of Arboriculture or the > American Association of Nurserymen whose experience and qualifications > are acceptable to the Engineer.  The arborist’s resume shall be submitted > at least 10 calendar days before the delivery of plant material.  The > certified arborist shall oversee quality assurance of trees, their > installation and shall inspect trees for health and vigor.  Specifically, > the arborist shall be responsible to carry out the following:

a.	The certified arborist shall inspect plants for health and vigor prior to installation, to assure the requirements of Section 621-2.01 for plant stock, including that the materials are disease free, free of wounds, broken branches, double leaders, co-dominant trunks, or other defects.  Plants that do not meet the standards will be rejected prior to delivery to the project site.

- Be on site to inspect the trees to assure that planting techniques meet the plans and specifications as they are being planted.

- Inspect trees immediately after installation is complete to assure that they are ready to be accepted by the Engineer and ready for the maintenance schedule to begin.

d.	After acceptance, the arborist shall inspect the trees once > during the growing season each year of the Plant Establishment period > for any needed maintenance, such as watering, pruning, removal of dead, > dying or untreatable diseased trees.

621-3.04 PERIOD OF ESTABLISHMENT.  Delete the last sentence and substitute the following: The period of establishment for trees and shrubs shall extend for two complete growing seasons. One full growing season shall be defined as the period between May 1 and September 30 for the purpose of this Contract.  The work under Section 621 will only be accepted as fully complete for period of establishment requirement purposes, no partial acceptance will be given.  The full growing season period of establishment starts on May 1st after the acceptance of the work as complete.  Partial growing seasons will not be counted against the one full growing season requirement.

621-3.05 CLEANUP.  Add the following: Planted trees, shrubs, and seeded areas shall be kept clean of litter and garbage during the growing season.

621-3.06 PLANT REPLACEMENTS.  Delete the last sentence and substitute the following: Plants shall be replaced following the same details and specifications as used in the original plans. Plants that are dead or dying shall be replaced immediately during the months of June through September.  Plants dead at the end of the growing season shall be replaced at the beginning of the following season.

621-3.07 MAINTENANCE.  Delete the paragraph and substitute with the following: Maintenance includes the care of all Trees and Shrubs during the period of establishment, including the non-growing season.  Specific work includes watering, pruning, weeding, pest control, and protection of planted areas.  At the beginning and end of each growing season, the Engineer and Contractor shall undertake a joint inspection to review conditions and document any changes in maintenance or acceptance of plantings.

1.   	Watering. The Contractor shall water all trees and shrubs to maintain the plants in a healthy, vigorous growing condition.  The root zone of plants shall be kept moist at all times.  Payment for watering during maintenance shall be pay for as part of pay item 618(3).

2.	Disease Control. The Contractor shall apply pesticides, insecticides, or other disease-control methods as necessary to maintain plant health.  Permission of the Engineer and appropriate permits for the application of insecticides from the Alaska Department of Environmental Conservation must be obtained prior to the application of any regulated products.

3.	Pruning. Prune all plant materials, with appropriate pruning techniques, to remove dead or dying wood and to improve the shape and or vigor of the plants.  Cuts shall not be painted. Pruning of flowering trees shall be scheduled to occur right after flowers drop off or decay.  Damaged trees or those that constitute health or safety hazards shall be pruned as directed by the Owner’s Representative at any time of the year.  Evergreens are not to be pruned without the approval of the Engineer.

4.	Fertilizing.  Trees and Shrubs shall receive an application of fertilizer in accordance with Section 621-2.02 Fertilizer.  The application shall occur between May 15 and June 15 of each growing season following planting. Fertilizer shall be well watered in immediately after application.  The Contractor shall notify the Engineer in writing 4 working days prior to applying any fertilizers.  Written notice shall state the time and location of fertilizer application.

TABLE 621-1

MAINTENANCE FERTILIZER SCHEDULE

Plant Type	Fertilizer	Application Rate

Coniferous Trees	8-32-16	34.2 grams per square meter

Deciduous Trees	8-32-16	500 g for each 25 mm of

Shrubs and Ground Cover	8-32-16	7 grams per square meter.

621-4.01 METHOD OF MEASUREMENT. Delete this entire subsection and substitute the following: Measurement of new or transplanted Trees and Shrubs, Pay Items 621(1A – 1F) and 621(2A-2I) shall be by the actual number planted and maintained in accordance with the Plans and Specifications, and as accepted by the Engineer.

Furnishing and installing shredded bark mulch, landscape fabric, additional topsoil backfill mix, fertilizing, disposal of unsuitable and surplus material, water for maintenance used, and all work required during the one full growing season period of establishment shall not be paid for separately, but shall be subsidiary to Pay Items 621(1A – 1F) and 621(2A-2I).

621-5.01 BASIS OF PAYMENT.  Delete second sentence.  Add the following: Partial payments of up to 80% of full amount may be authorized for Items 621(1A –1F) and 621(2A-2I) at the time of acceptance of plantings as complete. The balance shall be paid during the period of establishment with one final payment of min 10% of the full amount paid at the completion of the period of establishment.

The accepted quantity above will be paid for at the contract price, per unit of measurement, for all labor material and equipment required to furnish and install the pay items listed below and appearing in the bid schedule.

Add the following Pay Items:

Pay Item No.	Pay Item	Pay Unit

621(1A)	Tree (Green Spruce,  2 m Ht.)	Each

621(1B)	Tree (Paper Birch, 50mm Cal.)	Each

621(1C)	Tree (Black Cottonwood, 50mm Cal.)	Each

621(2A)	Shrub (Red Elderberry, 0.90 m Ht.)	Each

621(2B)	Shrub (Silverberry, 0.90 m Ht.)	Each

621(2C)	Shrub (Red-twig Dogwood – 0.90 m Ht.)	Each

621(2D)	Shrub (Rugosa Rose – 0.65 m Ht.)	Each

621(3A)	Perennial (Lupine – 0.30 m Ht.)	Each

621(4)	Plastic Landscape Edging	Meter

SECTION 626

SANITARY SEWER SYSTEM

### Special Provisions

626-3.01 CONSTRUCTION REQUIREMENTS.  Delete the first paragraph and replace it with the following:

Install sanitary sewer pipe according to Subsections 603.01 and 603.02.

Delete the fifth paragraph and replace it with the following:

Join pipe according to pipe manufacturer’s instructions, as detailed on the Plans, and as specified in this section and in Special Provisions to Specification Sections 706 and 707.  HDPE pipe and fittings shall be joined by butt fusion welding by an experienced HDPE welding technician acceptable to the Engineer.  HDPE pipe field tie-in welds, where noted on the Plans, shall be made by butt fusion welding by City of Wasilla Public Works Department personnel.  The Contractor shall provide excavation, shoring as required, dewatering as required, import bedding, backfilling, compaction, and earthwork incidentals for City of Wasilla HDPE sanitary sewer tie-in work, as well as HDPE sanitary sewer service removal by the City of Wasilla, at the Contractor’s expense.

Delete the sixth paragraph.

Add the following new paragraphs at the end of Subsection 626-3.01:

Gravity sewer lines shall be laid to the line and grade shown on the plans within plus or minus 9 mm.  However, no flat or reverse grades shall be permitted.

At a sufficient distance prior to encountering a known obstacle, the Contractor shall expose and verify the exact location and elevation of the obstacle, so that the alignment and/or grade of new gravity sewer can be suitably adjusted.  Extra costs incurred by the Contractor, due to inadequate verification of known obstacles, shall be at his or her expense.

All adjustments to line and grade shall be done by carefully excavating trench bottom or sidewall earthen material, or filling with suitable compacted earth under the body of the pipe.

The Contractor shall have standard survey instruments such as a transit and level for transferring alignment and grades from off-set hubs.  The Contractor shall employ a person who is qualified to use such standard survey instruments to the satisfaction of the Engineer, and that person shall have the responsibility for maintaining pipe line and grade.  Both line and grade shall be checked and recorded in a field survey book for each piece of pipe and appurtenance laid.  The Contractor shall record actual line and grade on as-built drawings, and, upon request, shall furnish to the Engineer a copy of the line and grade notes for the newly-installed pipe and appurtenances.

Before backfilling, the Contractor shall survey all new capped sanitary sewer pipe ends to determine as-built coordinates (northing and easting) and invert elevations for these capped ends, referenced to the project horizontal survey control baseline and elevation datum.  As-built coordinates and elevations for all capped sanitary sewer pipe ends shall be recorded on as-built drawings.  As-built survey notes shall be provided to the Engineer upon request.

Ductile iron pipe spigots shall be inserted the proper length into bells, as recommended by the pipe manufacturer.  Bell- and-spigot gaskets shall be properly lubricated with a non-toxic lubricant approved by the pipe manufacturer.

The Contractor shall install 100 mm by 100-mm square pressure treated wood posts at sanitary sewer pipe ends.  Each post shall be of sufficient length to extend vertically from the end of the pipe to finished grade.

626-3.02 TESTING.  Delete the entire text of this subsection and substitute the following:

The Contractor shall clean and flush all new sanitary sewer gravity pipe prior to testing for acceptance by the Engineer.

The Contractor shall verify sanitary sewer gravity pipe for line and grade, and test pipe for air exfiltration, all in the presence of the Engineer. (The Contractor may desire to perform line and grade verification, and air exfiltration testing, prior to backfilling for his/her own purposes.  However, verification and testing for acceptance, in the presence of the Engineer, shall be made after backfilling has been completed.)

After backfilling and pipe cleaning, all sections of gravity sewer pipe will be checked for line and grade by “lamping”.  During “lamping”, a full circle of light (shown from the opposite end) must be seen by the Engineer when sighting along all points of the pipe interior circumference, and no pipe shall be visibly misplaced in line or grade.  Pipe may also be checked for line and grade by closed circuit television inspection at Project expense, at the Engineer’s option.  Any excess deviation in line or grade shall be corrected by the Contractor, at his or her own expense, prior to acceptance of that section of pipe.

The Contractor shall furnish all facilities and personnel for conducting air exfiltration testing of pipe.  The equipment and personnel shall be subject to the acceptance of the Engineer.  Safety braces shall be required to hold test plugs in place and to prevent the sudden release of the compressed air.  Due to the damage that could be caused by an escaping plug during the testing of the pipe, workers shall not be allowed near test plugs while tests are being conducted.  The Contractor's testing equipment shall be arranged in such a manner that a pressure relief device will prohibit the pressure inside the pipe from exceeding 70 kPa.  Pressure gauges shall be incremented in not more than 2 kPa increments for accurate tests.

After backfilling and pipe cleaning, the Contractor shall test each complete section of gravity sewer pipe with low-pressure air.  Air shall be slowly supplied to a section of plugged pipe until the internal air pressure reaches at least 28 kPa greater than the average back pressure of any ground water that may submerge the pipe.  At least two (2) minutes shall be allowed for temperature stabilization before beginning the actual air exfiltration test.

A section of pipe shall be acceptable with regard to leakage testing requirements when air exfiltration testing results meet or exceed the following criteria:

Maximum

Allowable Pressure

Maximum

Allowable Pressure

Pipe Diameter 	Drop in 10 Minutes*

Drop in 10 Minutes*

200 mm	18 kPa

250 mm	14 kPa

14 kPa

*	Pressure at start of test shall be 28 kPa greater than the average back

pressure of any ground water that may submerge the pipe.

If a section of gravity sewer pipe fails to meet air exfiltration test requirements, the Contractor shall determine, at his or her own expense, the source or sources of leakage, and shall repair (if the extent and type of repairs proposed by the Contractor are acceptable to the Engineer), or replace all defective materials or workmanship. The air exfiltration test shall then be repeated by the Contractor.  Testing and repairs or replacement shall be repeated by the Contractor, at his or her own expense, until satisfactory test results are obtained.

The Engineer will visually inspect pressure sewer piping for leakage at line pressure, after tie-in to the pressure main, and before backfilling.  Any leakage in Contractor-furnished pipe, fittings, or butt fusion weld joints shall be repaired by the Contractor, at his or her own expense.

Add the following:

626-3.03 AS-BUILT DRAWINGS.  The Contractor shall complete and accurately record all deviations, deletions, additions, and alterations, to correctly depict sanitary sewer lines and appurtenances, and existing utilities, as actually installed, on a clean set of blueline Plans dedicated solely to keeping of this as-built information.  When sanitary sewer construction is complete, the Contractor shall certify the accuracy of the sanitary sewer as-builts in writing, and deliver them to the Engineer.

626-5.01 BASIS OF PAYMENT. Delete the second paragraph and substitute the following new paragraphs:

Excavation, shoring as required, dewatering as required, import bedding material, backfill, compaction, excess and unusable material disposal, and other earthwork incidentals for construction of sanitary sewers, and all sanitary sewer appurtenances, are subsidiary to the various sanitary sewer bid items.

Insulation, heat trace channel, arctic jacketing, thermal insulation joint kits, and all incidentals for 50 mm HDPE pressure sewer pipe are subsidiary.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

626(1-50)	Sanitary Sewer, 50 mm HDPE SDR11 	Meter

626(1-75)	Sanitary Sewer, 75 mm HDPE SDR11	Meter

626(1-200)	Sanitary Sewer, 200 mm Ductile Iron Pipe Class 50	Meter

626(1-250)	Sanitary Sewer, 250 mm Ductile Iron Pipe Class 50	Meter

SECTION 627

WATER SYSTEM

### Special Provisions

627-1.01 DESCRIPTION.  Add the following sentence at the end of the first paragraph. The work also includes demolishing existing water lines as necessary for installation of new utilities.

*** deleted***

627-3.01 GENERAL. Insert the following paragraph after the eighth paragraph:

Furnish and install field lock gaskets, per Section 707, in ductile iron bell-and-spigot pipe where restrained joints are called for on the Plans.  Furnish and install mechanical joint retainer glands, per Section 707, on all ductile iron mechanical joint pipe fittings and mechanical joint valves.

Insert the following paragraphs after the ninth paragraph:

Prior to commencement of the work, the Contractor shall inspect all inspect all buried valves and valve boxes with the Engineer and City of Wasilla water system operators.  City personnel will correct any defects, that are found to exist before construction, or the Contractor will be directed by the Engineer to correct the pre-existing defects by change order.  After commencement of the work, the Contractor shall be fully responsible for care of valves and valve boxes, at his or her expense.

Removal of some existing water line and in-place abandonment of some other existing water line will be required as part of this project.  Removal of existing water line is required where it conflicts with new water line or storm drain construction.  Removed water line and appurtenances shall become property of the Contractor, and shall be disposed of offsite, except as follows: the Contractor shall deliver removed fire hydrants to the City of Wasilla, and furthermore, the City of Wasilla reserves the option to salvage any or all existing water valves that are removed by the Contractor.

Existing water line segments, that are being replaced by new water lines, but that are not in conflict with new water lines or storm drains, may be abandoned in place.  Those existing water line segments that are to be abandoned in place shall be capped with ductile iron mechanical joint caps at all points where the abandon-in-place water line segments were connected to removed water lines and appurtenances.

Delete the tenth and eleventh paragraphs.

Add the following:

Abandon/Remove Existing Pipe.  Existing pipe to be abandoned or removed shall be abandoned-in-place and the ends capped with concrete or removed as shown on the plans.  In those areas that the presence of existing pipe causes a conflict with new or existing utilities or facilities.  All materials removed and not reused shall become the property of the Contractor, unless specifically addressed otherwise in these special provisions.

627-3.02 INSTALLATION OF CONDUIT.  Add the following paragraphs after the first paragraph:

Pipe and material handling and storage shall be per manufacturers’ recommendations and to the satisfaction of the Engineer.  Store rubber gaskets in a cool, dark place, out of exposure to sunlight.

Pipe installation shall be per ANSI/AWWU C600.  The trench bottom shall be carefully graded to provide uniform support for pipe and appurtenances.

Add the following paragraphs after the second paragraph:

At a sufficient distance prior to encountering a known obstacle or tying into an existing water line, the Contractor shall expose and verify the exact location and elevation of the obstacle or existing water line, so that the alignment and/or grade of new water line can be suitably adjusted.  Extra costs incurred by the Contractor, due to inadequate verification of known obstacles or tie-in lines, shall be at the Contractor’s expense.

All adjustments to line and grade shall be done by carefully excavating trench bottom or sidewall earthen material, or filling with suitable compacted earth under the body of the pipe.

A maximum 60-mm deviation from design elevation and alignment will be allowed. The pipe shall be generally straight to visual observation as determined by the Engineer.

The Contractor shall have standard survey instruments such as a transit and level for transferring alignment and grades from off-set hubs.  The Contractor shall employ a person who is qualified to use such standard survey instruments to the satisfaction of the Engineer, and that person shall have the responsibility for maintaining pipe line and grade.  Both line and grade shall be checked and recorded in a field survey book for each piece of pipe and appurtenance laid.  The Contractor shall record actual line and grade on as-built drawings, and, upon request, shall furnish to the Engineer a copy of the line and grade notes for the newly-installed pipe and appurtenances.

Before backfilling, the Contractor shall survey all new capped water line pipe ends to determine as-built coordinates (northing and easting) and invert elevations for these capped and plugged ends, referenced to the project horizontal

control baseline and elevation datum.  As-built coordinates and elevations for all capped  water line pipe ends shall be recorded on as-built drawings.  As-built survey notes shall be provided to the Engineer upon request.

Delete the third sentence of the fourth paragraph.

Delete the first sentence of the eighth paragraph and substitute the following sentence:

Angular deflections of water line joints, as required for vertical grade changes or horizontal curves, shall be limited to 50% of the manufacturer’s maximum recommended deflection.

Add the following sentences at the end of the tenth paragraph:

Stub-outs for future connections shall be restrained with field lock gaskets and/or mechanical joint retainer glands, as appropriate.  The Contractor shall install 100 mm by 100-mm square pressure treated wood posts at water line pipe ends.  Each post shall be of sufficient length to extend vertically from the end of the pipe to finished grade.

Concrete thrust blocks shall be installed in the locations, and of the sizes, shown on the Plans.  Thrust blocks may be either cast-in-place or pre-cast.  Concrete for thrust blocks shall be Class W per Table 501-1, Section 501, and shall have a minimum compressive strength of 20700 kPa.  If cast-in-place thrust blocks are used, the pipe and/or fittings at thrust blocks shall be double wrapped with 4-mil polyethylene film before concrete is placed.

Add the following paragraphs at the end of this section:

Flange bolts and nuts shall have ANSI B18.2.2 “heavy hex”.  All flange bolts and mechanical joint tee bolts shall be of sufficient length that, when a bolt-up is complete, each bolt extends completely through its nut and at least 7-mm beyond the nut, all around.  If stud bolts are used for flange bolt-up, the same length criteria shall apply to each end of the stud bolt.

Where shown on the Plans, polyethylene encasement shall be installed on ductile iron water line, fittings, and appurtenances.  Polyethylene encasement material shall be 8 mils thick and shall conform to AWWA C105/ANSI A21.5.  Polyethylene encasement shall be installed in strict conformance to the methods described in the

most current editions of AWWA C105/ANSI A21.5 and the Ductile Iron Pipe Research Association’s publication “A Guide to the Installation of Ductile Iron Pipe”.

For ductile iron water lines less than 300 mm in nominal diameter, two electrical continuity straps shall be installed at each pipe and fitting joint.  Straps shall be exothermically welded to clean, dry, freshly ground metal surfaces.  All welds and uncoated surfaces are to be coated with a coal tar pitch to the satisfaction of the Engineer.  Continuity straps shall be stranded Number 2 copper wire with THHN insulation.  Exothermic welding materials and procedures shall be subject to acceptance of the Engineer.

For ductile iron water lines less than 300 mm in nominal diameter, two duplicate continuity test leads shall be installed at each end of each water.  Continuity test leads shall be stranded Number 2 copper wire with THHN insulation, exothermically welded to the pipe and coated as described in the previous paragraph.  All continuity test leads shall be brought to the surface and left in place after continuity testing.  At the surface, continuity test leads shall be housed in valve boxes or in valve box top sections with “Water” covers, the latter installed specifically for the continuity test leads.  Continuity test leads shall be of sufficient length to extend one meter minimum above finished grade.  Locations of continuity test leads shall be as-built and shown on as-built drawings, with suitable swing ties, to the satisfaction of the Engineer.

For ductile iron water lines 300 mm in nominal diameter and larger, two Number 10 stranded copper trace wires, with XHHW insulation, shall be installed the full length of each water line segment.  Trace wires shall be buried directly over water lines at a depth of 2.3-m minimum to 2.6 m maximum below finished grade.  Blue 4 mil thick by 150 mm wide polyethylene underground warning tape with the words “Caution Caution Caution - Water Line Trace Wire” shall be buried 0.5 to 0.6 m directly above trace wires.  Trace wires and warning tape shall be carefully protected during backfilling to prevent damage to wires and tape.  No underground splices shall be permitted in trace wires.  Trace wire shall be provided in 760-m long continuous lengths if necessary to avoid underground splices.

Trace wires shall be brought to the surface at valve boxes and at other locations approved by the Engineer.  If no valve box is available at a location suitable to the Engineer for trace wire termination, then a valve box top section and “Water” cover shall be provided to house the trace wire ends.  Sufficient trace wire length shall be provided at terminations so that ends will extend 2-m minimum above finished grade. Trace wire routing and termination locations shall be as-built, and shall be shown on as-built drawings, with suitable swing ties, to the satisfaction of the Engineer.

No unions shall be permitted in copper water piping.

Key boxes shall be installed vertical to the satisfaction of the Engineer.

627-3.03 FIRE HYDRANTS.  Add the following sentence at the end of the third paragraph: Furnish and install field lock gaskets per Section 707 in all bell-and-spigot joints, and furnish and install mechanical joint retainer glands per Section 707 at all mechanical joints, in hydrant piping from the hydrant tee in the main to the fire hydrant.

Delete the fourth paragraph, and substitute the following paragraphs:

Fire hydrant leg piping shall be installed level, unless shown, noted, or indicated otherwise on the Plans.  Fire hydrant barrels shall be installed plumb.  Set each hydrant on a slab of stone or concrete at least 100-mm thick and 380-mm square.

Insert the following paragraphs at the end of this subsection:

Hydrant leg thaw piping, hydrant barrel thaw piping, and hydrant guard posts shall be installed as shown on the Plans.

Fire hydrants shall be field painted “Safety Red”.  The direction and distance (in “feet” and “tenths” of feet) from each hydrant to its valve box shall be painted, in 50 mm high black stenciled lettering, on the face of the fire hydrant directly below the bonnet flange.

Hydrants installed but not available for use shall be covered with securely tied burlap.

Existing hydrants that are removed shall become property of the City of Wasilla.

627-3.04 VALVES.  Delete the text of this section in its entirety and substitute the following: Furnish and install valves in locations shown on the Plans.  Install resilient seated gate valves, per Section 712-2.10, in water lines 300 mm in nominal diameter or smaller, including fire hydrant legs.

Valves shall have the interiors cleaned of all foreign matter before installation.  If the valve is at the end of the line, it shall be plugged with a standard mechanical joint plug prior to backfilling.  Valves shall be inspected by the Engineer prior to backfilling, in the open and closed positions, to insure that all parts are in working condition.

Provisions shall be made to restrict the soils from entering the bottom section of the valve box.  Wrap burlap around the valve body under the packing gland so as to fit snugly inside the base section of the valve box.  Wrap three (3) layers of non-woven geotextile fabric around the outside of the valve and base section of the valve box and secure the fabric at the top and bottom with wire or duct tape.

Valve stem extensions shall be provided as necessary, so that valve operating nuts are located 2.75-m minimum to 3.66 m maximum below finished grade.

Install valve markers as shown on the Plans.

    - VALVE BOXES.  Delete the second sentence of the third paragraph.

    - TESTING WATER SYSTEM.  Delete this paragraph and substitute the following:

Unless noted otherwise below, all newly installed water lines directly connected to the existing City of Wasilla municipal water system, including mains, services, hydrants and hydrant legs, and manual air release piping, shall be open-bore flushed, hydrostatically tested, and disinfected, in that order.

Before demoliting water line on Rainier or Financial Drives, and work on water lines WL4.1, WL4.3, and WL4.4, the Contractor shall completely install, bore flush, pressure test, and disinfect water line WL4.2, including the fire hydrant assembly, so that this water line can be used to provide temporary water service.

New water lines WL4.3 and WL4.4 cannot be open bore flushed, but shall be very carefully installed, to the satisfaction of the Engineer, so as to prevent accumulation of debris in these lines.  If debris is observed in these lines, the lines shall be cleaned to the satisfaction of the Engineer.

When water line WL4.1 is installed from station 28+000 to 28+052.6, and when water lines WL 4.3 and WL4.4 are installed and tied in, water line WL4.1 shall be bore flushed.  Water lines WL4.1, WL 4.3, and WL4.4 shall be pressure tested, disinfected, sampled, and tested for bacteria, as soon as possible, so that the temporary water system for Rainier and Financial Drives may be decommissioned, and regular water service is restored to City customers at the earliest possible date.”

Newly installed water lines not directly connected to the existing City of Wasilla municipal water system shall be hydrostatically tested with potable water, but need not be open-bore flushed or disinfected.  The Contractor shall make special efforts, satisfactory to the Engineer, during pipe installation, to minimize debris accumulation in and contamination of these water lines.  If excess debris is detected in these lines by the Engineer, the Contractor will be directed to clean the pipe by jetting or other methods acceptable to the Engineer, at the Contractor’s expense.  Newly installed water lines not directly connected to the existing City of Wasilla municipal water system shall be completely dewatered and resealed after pressure testing, all in the presence of and to the satisfaction of the Engineer.

All newly installed water lines equipped with continuity test leads or trace wires shall be tested for electrical continuity.

In the first sentence of the fourth paragraph, delete the following words:

“before backfilling”

Delete the fifth and sixth paragraphs, and substitute the following paragraphs:

The Contractor shall furnish, install and remove all fittings and pipes necessary to perform the open bore flushing, at the Contractor’s expense.  Under no circumstances will open-bore flushing through hydrants or reduced outlets be permitted.

The Contractor shall be responsible to notify the Engineer forty-eight (48) hours in advance of any flushing operations.  Flushing of newly-constructed lines may be required between the hours of 1:00AM and 6:00AM, depending upon the availability of water, as determined by the City of Wasilla Public Works Department.  The Contractor will not be charged for water for one-time open bore flushing, hydrostatic testing, and disinfection.  The Contractor will be responsible for any other costs and all damages incurred as a result of open-bore flushing, testing, and disinfection.

Hydrostatic testing shall be conducted after open-bore flushing and in the presence of the Engineer, in accordance with the requirements of ANSI/AWWA C600, unless hereinafter modified.  The Contractor shall first perform a hydrostatic pressure test, and if the pressure test is unacceptable, the Contractor shall perform a leakage test. The Contractor shall furnish all necessary equipment, labor, materials, supplies, and supervision necessary to complete hydrostatic and leakage testing.  All hydrostatic and leakage test equipment shall be subject to the Engineer’s acceptance.  All pressure and leakage testing shall be at the Contractor’s expense.

The Contractor shall suitably valve-off or plug connections to existing or previously tested water main at his/her expense, prior to making the required hydrostatic test.  Prior to testing, all air shall be expelled from the pipe.  If permanent air vents are not located at all high points, the Contractor shall, at the Contractor’s expense, install corporation cocks and test coppers at such points so the air can be expelled as the line is slowly filled with water.

All main valves, fire hydrant auxiliary valves, fire hydrant main valves, and plugs shall be tested.  All intermediate valves within the section being tested will be closed and reopened as directed by the Engineer during the actual test.  Only static pressure will be allowed on the opposite side of the end valves of the section being tested.

All hydrostatic testing will be performed through test copper.  Use of fire hydrant and service connections for testing will not be allowed.

Except as specifically noted below, the hydrostatic pressure shall be 1030 kPa, as measured at the highest point of the water main being tested.  Except as specifically noted below, the duration of each hydrostatic pressure test shall be 30 minutes.  After the required test pressure has been reached, the pumping will be terminated.  If the pressure remains constant for 30 minutes without the aid of a pump, that section of line will not be subject to any future hydrostatic test.

Water line “WL4.2” and “WL4.5” and fire hydrant assemblies “FHA4.1”, “FHA4.2”, and “FHA5.2” shall be hydrostatically tested at 1380 kPa for two hours.  Except for test times and pressures, test procedures shall be essentially as described in the previous paragraphs.

If a hydrostatic pressure test fails on any section, the Contractor shall perform a leakage test on that section.  The Contractor shall furnish all necessary equipment, labor, tools, materials, supplies, and supervision as necessary to conduct the leakage test.

Leakage for a newly-installed line shall be determined by the following formula:

L = 0.0010xNxDx(P0.5)

Where:	L = Allowable leakage in liters per hour.

N = Summation of mechanical and push on joints in length of

pipe tested.

D = Diameter of pipe in millimeters.

P = Test pressure in kilopascals.

The duration of each leakage test shall be two (2) hours, and during the test, the water line shall be subjected to the constant test pressure as defined above.  The test pump shall be valved to ensure that constant test pressure is maintained throughout the test and all excess water returned to the supply tank.  If the pressure decreases below the required test pressure during the two-hour period, the preceding portion of that test will be declared void.

Cracked or defective pipe, gaskets, mechanical joints, fittings, valves, or hydrants discovered as a consequence of the hydrostatic tests shall be removed and replaced with sound material at the Contractor's expense.  The test shall then be repeated, at the Contractor's expense, until the results are satisfactory.

The Contractor shall perform electrical continuity tests in the presence of the Engineer.  The Contractor shall furnish all necessary equipment, labor, materials, supplies, and supervision necessary to complete continuity testing.

The following continuity test procedures and related requirements shall apply to water lines less than 300 mm in diameter. All continuity tests will be through test leads brought to the surface.  Each test shall be from one test lead at one end of a water line to one test lead at the opposite end of that water line, so that two continuity tests shall be required for each water line.  The Contractor shall test continuity by maintaining a circuit with 600 amperes DC input current for a period of fifteen (15) minutes.  Return current shall not be less than ninety percent (90%) of the input current.  If these continuity tests are not successful, repairs shall be made and tests shall be repeated until successful results are obtained, all at the Contractor’s expense.

The following continuity test procedures and related requirements shall apply to water lines 300 mm in diameter and larger.  The Contractor shall provide underground line location equipment sufficient to locate the trace wires up to a burial depth of 3 meters.  The Contractor shall demonstrate continuity of both trace wires for each water line segment, in the presence of the Engineer, by accurately following the entire routing of the particular water line with each duplicate trace wire.  If these continuity tests are not successful, repairs shall be made and tests shall be repeated until successful results are obtained, all at the Contractor’s expense.

The Contractor shall notify the Engineer at least forty-eight (48) hours and two (2) working days prior to any test.

    - DISINFECTION.  Delete the words “After acceptance of pressure and leakage tests,” in the first sentence of the first paragraph, and substitute the following words: “After successful open bore flushing and hydrostatic pressure testing,”

Insert the following sentence at the end of the third paragraph:

A residual of not less than five (5) parts per million chlorine shall be produced in all parts of the water line, and retained for the entire 24-hour retention period.

Add the following:

627-3.08 WATER MAIN CASING AT ALASKA RAILROAD CROSSING.  As a minimum, casing shall be installed in strict accordance with the following documents:

- The Alaska Railroad Corporation Blanket Permit (ARRC Contract No. 8070) (including Exhibits A and B), and the Alaska Railroad Corporation Supplement No. 1 to ARRC Contract No. 8070 (including Exhibits A, A-1, and B), both issued to the City of Wasilla.

- The most current edition of the American Railroad Engineering Association (AREA) Manual of Railroad Engineering, Section 5.3 – Specifications for Pipelines Conveying Nonflammable Substances, and other referenced and/or applicable Sections of this Manual.

Casing pipe material shall be in accordance with Special Provisions for Section 707.

Casing shall be installed by boring and jacking.  The Contractor shall submit procedures for casing installation by boring and jacking, for review and comment by the Engineer.  No boring, jacking, or casing installation shall commence until the Engineer’s written acceptance of Contractor procedures is provided.

If trench shoring is necessary for stability of railroad embankments and/or tracks, the Contractor shall submit the shoring design for review and comment by the Engineer and the Alaska Railroad Corporation.  The Contractor’s shoring design shall be stamped and signed by an Alaska registered professional engineer.  No excavation, that requires shoring for stability of railroad embankments and/or tracks, shall commence until the Engineer’s and the Alaska Railroad Corporation’s written acceptance of the Contractor’s shoring design is provided.

The Contractor’s boring and jacking procedures and shoring plans, that have been accepted by the Engineer, shall be strictly followed in the field, unless emergency conditions require deviation from accepted procedures.  All field operations shall at all times be prudently conducted to ensure protection of railroad facilities and safe operation of the railroad.

Alaska Railroad Corporation flagmen will be required on site per the above referenced Blanket Permit, Exhibit B, at the Contractor’s expense.

The casing shall be installed to the line and grade shown on the Plans plus or minus 300 mm.

The diameter and shape of the hole bored through the ground beneath the railroad shall be essentially the same as the diameter and shape of the outside of the casing pipe.  If voids develop outside of the casing pipe cross-section, or if the bored hole diameter exceeds the casing diameter by 25 mm or more, then remedial measures, such as pressure grouting of the resulting void or annular space, may be directed by the Engineer at the Contractor’s expense.

Casing sections shall be field joined by partial penetration butt welds, with at least 75% weld penetration of the casing pipe wall.  All welding shall be in accordance with the American Welding Society (AWS) Structural Welding Code – Steel,  AWS D1.1:2000.

At the Engineer’s option, weld procedures shall be qualified in accordance with AWS D1.1, Sections 3 and 4.  Also at the Engineer’s option, all welding shall be performed by certified welders in accordance with AWS D1.1, Section 4.  If required, weld procedures and/or welder certifications shall be submitted for the Engineer’s review and acceptance.  If weld procedure and/or welder certification submittal is required, no field welding shall commence or continue until the Engineer’s written acceptance of Contractor procedures is obtained.

All field welding shall be in accordance with AWS D1.1, Section 5.

Prior to use, all weld electrodes shall be stored in warm, clean, dry conditions, free of contaminates, and in strict accordance with their manufacturers’ recommendations.  Improperly stored and unidentifiable weld electrodes shall not be used and shall be removed from the site.

Immediately prior to welding, all welded casing ends shall be dried and cleaned of rust, scale, paint, and other contaminants, to the satisfaction of the Engineer, to a minimum distance of 25 mm from the weld all around.  When the ambient air temperature is 0 degrees Celsius or colder, welded casing ends shall be preheated to 21 degrees Celsius.  All welds shall be two passes minimum.

At the Engineer’s option, all casing welds shall be subject to visual inspection by the Engineer or his/her designated representative, and/or to Engineer-provided non-destructive testing.  Acceptance criteria for welding by visual inspection and non-destructive testing shall be in accordance with AWS D1.1, Section 6.  All required weld repairs, as well as the Contractor’s stand-by incurred while waiting for weld inspection and testing, shall be at the Contractor’s expense.

Carrier pipe casing spacers shall be designed and fabricated per Special Provisions for Section 707.  Casing spacers shall be installed in strict accordance with their manufacturers’ recommendations, or Plan drawing requirements, whichever is more stringent.

The Contractor shall install casing in such a manner that it retains a sufficiently round shape, so that casing spacers will easily slide through the installed casing.  If a heavier wall casing is required to assure installed casing roundness, then the heavier wall casing shall be furnished and installed at Contractor expense.

627-3.08 WATER MAIN HOT TAPS.  The Contractor shall submit procedures for hot tapping, for review and acceptance by the Engineer.  No hot tapping shall commence until the Engineer’s written acceptance of Contractor procedures is obtained.  Hot tapping procedures that have been accepted by the Engineer shall be strictly followed in the field, unless emergency conditions require deviation from accepted procedures.  All hot tapping operations shall at all times be prudently conducted to ensure sanitation and uninterrupted service of “live” water lines.

Make connections to existing live water mains by hot tapping where call out on the Plans. Furnish flanged tapping sleeves per Section 707, and install in strict accordance with sleeve manufacturer’s instructions.  Furnish and install flange-by-mechanical joint gate valves per Section 712 for hot tapping.

Hot tapping supervisory personnel shall have a minimum of 5 years of experience in hot tapping of water mains, and shall be directly onsite at all times when hot tapping operations are in progress.

627-3.10 TEMPORARY POTABLE WATER SUPPLY.  The Contractor shall supply temporary potable water to all City water customers whose normal water supply is interrupted, during normal business hours, by water line construction.  The customers in the vicinity of Financial Drive shall include, but not be limited to, the following: Burger King Restaurant, Johnson Tire Service, and the office building at 1590 East Financial Drive.  The Contractor shall submit detailed plans for the temporary potable water system to the Engineer and the Alaska Department of Environmental Conservation (ADEC). The Contractor’s temporary potable water supply plans shall be stamped and signed by an Alaska registered professional engineer, retained by the Contractor. The temporary potable water system plan shall be acceptable to the Engineer and approved by the Alaska Department of Environmental Conservation (ADEC) before installation.

Each City water customer shall be notified at least 48 hours before he or she is connected to, and is disconnected from, the temporary potable water supply system.  Prior to connecting each City water customer’s potable water plumbing to the temporary potable water supply system, the Contractor shall secure a written “Permission to Connect” from that customer.  Each “Permission to Connect” shall hold the State of Alaska, the Alaska Department of Transportation and Public Facilities, the City of Wasilla, and the Engineer harmless for any claims resulting from damage or harm sustained due to the Contractor’s temporary potable water system.

The temporary potable water supply system shall be in place and operable before the existing permanent water system is shut down for new construction.  The Contractor shall use the new fire hydrant on the east side of the Palmer/Wasilla Highway Extension between the Parks Highway and Financial Drive for temporary potable water supply, at no cost for water to the Contractor, after the hydrant and all new piping associated with the hydrant have been installed, flushed, pressure tested, disinfected, and successfully passed bacteriological testing.  The Contractor shall provide a basic temporary distribution system of 75 mm diameter lines to each water customer, and shall provide additional temporary facilities to connect 75 mm lines to each customer’s potable water plumbing.  Water piping and fittings shall be copper, galvanized steel, ductile iron, or NSF-approved HDPE or PVC.  Valves shall be bronze gate valves.  Individual water supply to each customer shall be valved at the customer’s site.  At least 40 liters per minute of potable water shall be supplied to each City water customer.  Disinfection and bacteriological testing of the entire temporary potable water supply system shall be provided before use.  The Contractor shall submit all bacteriological test results to the Engineer.

The Contractor shall operate the temporary potable water system continuously, until new permanent water lines have successfully passed bacteriological testing and are placed in service to water customers by the City.  The Contractor shall designate an individual who is responsible for operation and maintenance of the temporary system 24 hours per day, and who is reachable at all times by cellular telephone and/or pager.  If the temporary potable water system fails to meet the normal needs of any customer, then the Contractor shall immediately upgrade the temporary system to meet customer needs at the Contractor expense.  Upgrades to the temporary system shall be disinfected and bacteriologically tested in accordance with ADEC requirements before being placed in service.

If, in the opinion of the Engineer, the Contractor fails to provide an adequate temporary potable water system, the Engineer may direct the work done to be by others, or authorize payment of damages to those City water customers impacted by the inadequate temporary system.  In either case, costs shall be deducted from the Contractor’s payment

627-3.11 ***deleted*** AS-BUILT DRAWINGS.  The Contractor shall completely and accurately record all deviations, deletions, additions, and alterations, to correctly depict water lines and water line appurtenances, and existing utilities, as actually installed, on a clean set of blueline Plans dedicated solely to keeping of this as-built information

When water line construction is complete, the Contractor shall certify the accuracy of the water line as-builts and construction survey notes in writing, and deliver them to the Engineer.

627-4.01 METHOD OF MEASUREMENT. Add the following sentence at the end of Item 1.

Measurement of 300-mm water line shall include the length of water line installed in cut-and-cover trench, and the length of water line installed in bored casing.

Add the following sentence at the end of Item 3.

For fire hydrant installation, one complete installation shall include the fire hydrant itself with barrel extension(s) as required, the 150 mm auxiliary gate valve, all 150 mm DIP hydrant leg piping from the hydrant to and including the first DIP tee upstream of the hydrant, and subsidiary items as noted in these Special Provisions and/or as shown on the Plans.

Delete the existing Item 5 and substitute the following:

5.	Gate Valves. By the number of 200 mm and 300-mm diameter gate valves installed.

Measurement of gate valves of a given size shall include both mechanical joint-by-mechanical joint valves and flange-by-mechanical joint valves.

Add the following Items 6, 7, and 8.

6.	Water Main Casing, 762 mm Steel, 11.9 mm Wall Thickness.  By the meter of casing installed.

7.	Install Water Main Hot Tap,

By the number of complete hot taps installed.

8.	Temporary Potable Water Supply.  By lump sum.

627-5.01 BASIS OF PAYMENT. Delete the second paragraph and substitute the following:

Excavation, shoring as required, dewatering as required, import bedding, backfill, compaction, excess and unusable material disposal, and other earthwork incidentals per Section 204, for water lines, water main casing, and all water appurtenances shall be subsidiary to the various water line, water main casing, and water appurtenance bid items.

Add the following paragraphs after the third paragraph:

Mechanical joint retainer glands, field lock gaskets, new water line manual air release assemblies, polyethylene encasement, continuity straps, continuity test leads, trace wire, polyethylene warning tape, valve box top sections and covers for continuity test leads and trace wire, open bore flushing, repairs and improvements to the existing water line manual air release assembly (at Palmer-Wasilla Highway Extension station 3+043+/-, 17 m+/- left), and other incidentals for a complete water line installation are subsidiary to water lines.

Hydrant valve boxes, auxiliary valve stem extensions, hydrant leg thaw piping (from the hydrant to the 300 mm water main), hydrant barrel thaw piping, hydrant guard posts, and incidentals for a complete installation are subsidiary to fire hydrant installation.

Valve boxes, valve stem extensions, valve markers, and incidentals for a complete installation are subsidiary to 200 mm and 300 mm gate valves.

Welding, furnishing and installing casing spacers and casing end closures, Alaska Railroad Corporation flagmen services, special insurance required by the Alaska Railroad Corporation, and incidentals for a complete installation, are subsidiary to water main casing.

Furnishing and installing of tapping sleeves, and incidentals for a complete installation, are subsidiary to water line hot tapping.

Design of the temporary water system, professional engineering services, obtaining ADEC approval, obtaining “Permissions to Connect”, furnishing, installing, disinfecting, bacteriological testing, operating, maintaining, upgrading as necessary, removal of the temporary potable water supply system, and incidentals for a complete installation, are subsidiary to temporary potable water supply.

Adjustment of Sanitary Sewer Valve boxes shall be made under to Item 627(10) Water Valve Adjustments.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

627(1-200)	 200 mm Ductile Iron Water Line, Class 52	Meter

627(1-300)	300 mm Ductile Iron Water Line, Class 52	Meter

627(9-300)	Install 300 mm Gate Valve	 Each

627(9-200)	 Install 200 mm Gate Valve	 Each

627(11)	 Water Main Casing, 762 mm Steel, 12.7  mm Wall Thickness	Meter

627(12)	Install Water Main Hot Tap	 Each

627(13)	 Temporary Potable Water Supply	Lump Sum

627(16)	Water/Sewer As-Builts	Lump Sum

(11/15/00)Raven

SECTION 635

INSULATION BOARD

### Special Provisions

635-2.01 MATERIALS.  Insulation Boards.  Add the following sentences:

Insulation board for freeze protection of existing and new water lines and sanitary sewers shall meet the following criteria.  Individual board thickness shall be 50.8 mm.  R-value shall be 0.0315 K-sq. m/W-mm (4.55 F-sq. ft-hr/btu-in) minimum per ASTM C177/C518.  Compressive strength shall be 414-kPa minimum per ASTM D1621.  Water absorption shall be 0.10% by volume per ASTM C272.  Submit manufacturer’s literature for insulation board for the Engineer’s review and comment.

635-3.01 CONSTRUCTION REQUIREMENTS. Add the following paragraphs after the second paragraph:

Unless noted otherwise on the Plans, where new storm drains or culverts cross existing or new water lines or sanitary pressure sewers, or are installed directly over and parallel to existing sanitary pressure sewers, install three layers of 50.8 mm thick board insulation, 150 mm total nominal thickness.  Unless noted otherwise on the Plans, place the top of insulation 100-mm below the bottom of the storm drain or culvert, centering insulation at the crossing point and directly below the storm drain or culvert centerline.

Unless noted otherwise on the Plans, where storm drains or culverts cross water lines or sanitary sewers perpendicularly, install insulation 150 mm thick by 1.219 m wide by 2.438 m long, the long dimension parallel to the storm drain or culvert and centered on the water line or sanitary pressure sewer.

Unless noted otherwise on the Plans, where culvert inlet structures are installed directly over water line, install insulation 150 mm thick by 2.4-m square, centered on the culvert inlet structure centerline.  Place the top of insulation 100-mm below the bottom of the culvert inlet structure.

635-4.01 METHOD OF MEASUREMENT.  Add the following after the first paragraph: For insulation installed for freeze protection of existing and new water and sanitary sewer facilities, by the square meter of 50 mm nominal thickness of insulation board in place.

635-5.01 BASIS OF PAYMENT.  Delete the words “Cubic Meter” and replace them with the following: “Square Meter”. (11/15/00)Raven

SECTION 639

DRIVEWAYS

Special Provisions

639-1.01 DESCRIPTION. Add the following: This work also includes the construction of public approaches at locations shown on the plans.

639-2.01 METHOD OF MEASUREMENT. Add the following: By the number of public approaches constructed as shown on the Plans, or as directed.

639-3.01 BASIS OF PAYMENT. Add the following: Materials required to construct approaches will be paid for separately under the respective items listed in the bid schedule. Native material meeting the minimum requirements of Selected Material, Type C will be subsidiary to Item 639(6) Public Approaches.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

639(6)	Public Approaches	Each

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Standard Modification

640-2.01 METHOD OF MEASUREMENT.  Delete items 3. and 4. and substitute the following:

3.	The remaining balance of the amount bid for this item will be paid after all submittals required under the Contract are received and approved.

(06/25/99)M 77

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01 DESCRIPTION. This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.

This work shall also include installation of silt fences as shown on the plans or as directed by the Engineer.

641-1.02 DEFINITIONS.

1.	Erosion and Sediment Control Plan (ESCP). The Department's general plan for the permanent and temporary control of erosion and sedimentation during construction of the project as contained in the plans and specifications, and supplemented by the Department’s Erosion Prevention and Sediment Control Plan - Policy and Procedures; Guide to Preparing Erosion Prevention and Sediment Control Plans and Best Management Practices for Construction Erosion and Sediment Control. The Department has prepared the ESCP and is in Appendix “Permits.”

2.	Storm Water Pollution Prevention Plan (SWPPP). The detailed site-specific plan prepared by the Contractor for the temporary and permanent control of erosion and sedimentation during construction of the project. The SWPPP is based upon the ESCP, and prepared according to guidance provided in the National Pollutant Discharge Elimination System General Permit for Storm Water Discharges from Construction Sites (NPDES General Permit).

3.	Hazardous Material Control Plan (HMCP). The Contractor's detailed plan for the prevention, containment, cleanup, and disposal of hazardous waste material, including petroleum products generated by construction equipment or activities. Included in the HMCP is a list of quantities and types of equipment and materials available on the site where hazardous

substance containment and cleanup will be done. The plan also describes how and where the Contractor will carry out and control out construction equipment fueling and maintenance activities.

4.	Notice of Intent (NOI) to utilize the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-9) giving notice to the U.S. Environmental Protection Agency (EPA) the Contractor will conduct that work in compliance with the NPDES General Permit. The NPDES General Permit authorizes discharges of storm water from construction activities involving more than 2.02 hectares of land. The Contractor prepares the NOI, and submits, a minimum of 5 days before the preconstruction conference, to the Department for approval.

5.	Notice of Termination (NOT) of coverage under the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-7(8-98)) that constitutes notice that the Contractor has stabilized the project site or when an Operator of a construction activity, as defined in the NPDES General Permit, changes. The Contractor prepares the NOT, and submits it to the Engineer once final stabilization of the project site has been completed.

6.	Final Stabilization is when all soil disturbing activities at the site have been completed and the Contractor has established a uniform perennial vegetative cover, with a density of 70 percent of the cover for unpaved areas not covered by permanent structures, or the Contractor has employed equivalent permanent stabilization measures (such as the use of riprap, gabions, or geotextiles). The Engineer determines when final stabilization has occurred.

7.	Project Summary is a brief description of the activities covered under the NPDES General Permit. This shall be on a single sheet and shall describe the areas that the Contractor will disturb to the nearest hectare, the primary pollutants expected from the activities, and the type of treatment the Contractor will provide.

8.	Best Management Practices (BMP) is defined as any program, technology, process, siting criteria, operating method, measure, or device which controls, prevents, removes, or reduces pollution.

641-1.03 SUBMITTALS. Submit the following items for approval a minimum of 5 full working days prior to the preconstruction conference:

1.	Draft Storm Water Pollution Prevention Plan (SWPPP).

2.	Hazardous Material Control Plan (HMCP).

3.	Notice of Intent (NOI).

The Engineer will review submittals within 14 calendar days. If modifications are required for approval, modify the submittals within 5 calendar days of receiving comments from the Engineer.

The SWPPP shall be prepared and stamped by a professional engineer currently registered in the State of Alaska. The Department will review the draft SWPPP, and either approve it, or recommend changes. Make all necessary revisions to obtain the Department’s approval of the SWPPP. The approved SWPPP becomes the project SWPPP and the Contractor and the Department shall sign and certify it in accordance with the NPDES General Permit.

Implement all measures in the SWPPP and ensure that it remains current.

Once the Engineer approves the SWPPP, the Engineer will submit the Contractor’s NOI along with the Department’s NOI to the EPA via Certified Mail. The Engineer will also submit copies of the NOI, the SWPPP, and the Project Summary to the State of Alaska Department of Environmental Conservation (DEC) Storm Water Coordinator.  Do not begin earth-disturbing work until the following two items have been received in writing:

1)	 Department approval of the SWPPP

2) 	Notification that 48 hours have passed since the Engineer mailed the NOIs to EPA and DEC.

Post the following at the construction site:

1.	NPDES Permit number if available, or a copy of the NOI.

2.	Name and phone number of Contractor’s local contact person.

3.	Project Summary.

4.	The location of a SWPPP available for viewing by the public.

Amend the SWPPP within 7 days, when requested by the Engineer. All SWPPP amendments shall be prepared and stamped by a professional engineer currently registered in Alaska. The approval process for amendments to the SWPPP is the same as with the draft SWPPP.

If a storm event occurs where storm water discharges poses a threat to water quality, take immediate action to preclude pollution subject to the directive of the Engineer. Submit to the Engineer, within 7 days of the storm event, an amended SWPPP covering the emergency measures taken.

Prior to project closeout and demobilization, the Contractor and Engineer shall review the project to determine if all areas disturbed by construction meet the requirements for final stabilization. When final stabilization has been accomplished, submit a signed Notice of Termination (NOT) to the Engineer.

641-1.04 STORM WATER POLLUTION PREVENTION PLAN.

Prepare a SWPPP that covers all ground disturbing activities designated by the contract including offsite support activities. Examples of support activities are; concrete or asphalt batch plants, equipment staging yards, overburden and material stockpiles, excavated material disposal areas, borrow areas, etc., activities only for that permitted project. In contrast, the definition of commercial operations that the SWPPP cannot cover under this permit, are those operations that serve multiple unrelated projects and would continue to operate after project completion.

A detailed description of the required contents of the SWPPP is found in the 1998 NPDES General Permit for construction activities in Alaska. The SWPPP shall follow the format presented in the NPDES General Permit and address all storm water discharge control and management issues identified in the ESCP. The SWPPP shall include the following:

1. Site Description.

a.	A description of the nature of the construction activity.

b.	A description of the intended sequence of major ground disturbing activities such as grubbing, excavation, grading, or utility installation.

c.	Estimates of the total area of the site and the total area of the site expected to be disturbed, including offsite support areas.

d.	Estimates of the runoff coefficient of the site for preconstruction and post-construction conditions and data describing the soil or quality of any discharge from the site.

e.	A general location map and a site map showing the following:

(1)	drainage patterns

(2)	approximate slopes after grading

(3)	areas of soil disturbance and undisturbed areas

(4)	locations of major structural and nonstructural controls identified in the SWPPP and locations where stabilization is expected to occur

(5)	locations of offsite material, waste, borrow or equipment storage areas

(6)	locations of surface waters, including wetlands, and the locations where storm water discharges to surface waters

f.	Location and description of any discharge associated with industrial activity other than construction, and location of storm water discharges from dedicated asphalt or concrete plants covered by this permit.

g.	The name of the storm water discharge-receiving water(s). The aerial extent and description of wetlands or special aquatic sites at or near the project site that will be disturbed or receive storm water discharge.

h.	A copy of the 1998 NPDES General Permit that can be an appendix to the SWPPP.

i.	Information on whether listed threatened or endangered species, or their critical habitats are found in proximity to the project and off site support areas, and whether storm water discharges or related activities may affect such species or habitat.

2. 	Controls. The SWPPP shall include a description of appropriate control measures (BMP) which will be implemented as part of the construction activity to control pollutants in storm water discharges.

The SWPPP shall clearly describe, for each major soil disturbing activity described in 1b above, the appropriate control measures and the general timing (or sequence) during the construction process that the measures will be implement, and who (Contractor or subcontractor) will be responsible for implementation.

The description and implementation of controls shall address the following minimum components:

a.	Erosion and Sediment Controls.

(1)	Short and Long Term Goals and Criteria designed to retain sediment on the site to the practicable extent, and shall include off site support areas.

(2)	Stabilization Practices and implementation schedule. This shall include a description of interim and permanent stabilization practices such as the preservation of vegetative cover, temporary and permanent vegetation establishment, mulching, geotextiles, etc.

Maintain the following records and attach to the SWPPP:

(a)	the dates when major grading activities occur;

(b)	the dates when construction activities cease on a portion of the site, either temporarily or permanently;

(d)	and the dates when stabilization measures are initiated.

(3)	Structural Practices. This shall include a description of structural practices to divert flows from exposed soils, store flows, or otherwise limit runoff and discharges. Examples of structural practices include but are not limited to silt fences, earth dikes, drainage swales, sediment traps, check dams, subsurface drains, and temporary and permanent sediment basins.

b.	Storm Water Management. A description of measures that will be performed during construction to control pollutants in storm water discharges that will occur after construction operations. Examples of storm water management measures include but are not limited to storm water detention structures (wet ponds), storm water retention structures, flow attenuation, on site filtration, and sequential systems.

c.	Other Controls. This section shall address measures to minimize dust and offsite vehicle tracking of sediments; a description of any on site material storage and measures to minimize exposure of the materials to storm water, and measures for spill prevention and response; a description of pollutant sources from areas other than construction and a description of controls. The SWPPP shall also include a description of measures necessary to protect listed endangered or threatened species or critical habitats.

Amend the SWPPP whenever a change in design, construction, operation, or maintenance occurs.  Update the SWPPP to remain consistent with any changes applicable to protecting surface water resources.

3. 	Maintenance. Maintain all erosion and sediment control measures and other protective measures identified in the SWPPP in effective operating condition until the Engineer has submitted the NOT to the EPA. If the required inspections described in the following item identify BMPs that are not operating effectively, perform maintenance before the next anticipated storm event, or as necessary to maintain the continued effectiveness of storm water controls. If maintenance prior to the next anticipated storm event is impracticable, accomplish maintenance as soon as practicable.

4. 	Inspections. Qualified personnel shall inspect the following:

a.	Disturbed areas of the construction that are not stabilized.

b.	Areas used for storage of materials that the Contractor exposes to precipitation.

c.	Structural control measures.

d.	Locations where vehicles enter or exit the site.

Inspections shall occur at least once every 7 calendar days and within 24 hours of the end of a storm event of 12.5 mm or greater of rain. Based on the results of the inspection, modify the SWPPP as necessary to include additional or modified BMP to correct identified problems. Revisions to the SWPPP shall be completed within 7 days following inspections. If modifications to existing BMP are necessary, implementation shall be completed within 7 days.

The Contractor is eligible for a waiver of monthly inspection requirements until one month before expected thawing conditions result in a discharge, if all of the following requirements are met:

a.	The project is located in an area where the Engineer anticipates frozen conditions to continue for extended periods of time (i.e., more than one month).

b.	Land disturbance activities have been suspended.

c.	Beginning and ending dates of the waiver period in the SWPPP have been documented.

5. 	Inspection Reports. Prepare a report with the following information:

a.	A summary of the scope of the inspection.

b.	The name(s) and qualifications of personnel making the inspection.

c.	The date of the inspection.

d.	Major observations relating to the implementation of the SWPPP.

e.	Any actions taken as the result of the inspection.

Prepare inspection reports until the Engineer has submitted the NOT to the EPA. Retain all inspection reports as part of the SWPPP for at least three years from the date of final stabilization. The report shall also identify any areas of a noncompliance. Where a report does not identify any incidents of a noncompliance, the report shall contain a certification that the facility is in compliance with the SWPPP and NPDES General Permit. Sign the

report verifying that it was done in accordance with Part VI.G of the NPDES General Permit.  The SWPPP shall include all certifications in the appendix. Submit inspection reports to the Engineer within three (3) days of the inspection.

6. 	Non-Storm Water Discharges. Identify in the SWPPP storm water discharges associated with the construction activities that combined with non-storm water. List these in Part III.A.2 or 3 of the NPDES General Permit.  Exclude flows from fire fighting activities.  The SWPPP shall identify and ensure the implementation of appropriate pollution prevention measures for the non-storm water component(s) of the discharge.

641-1.05 HAZARDOUS MATERIAL CONTROL PLAN REQUIREMENTS Comply with all state and federal regulations that pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances. Prepare the HMCP detailing a fueling and maintenance plan for equipment and machinery. Identify locations where fueling and maintenance activities are to take place, and any controls to contain the accidental spillage of petroleum products. Provide a list and estimate quantities in the HMCP of potentially hazardous materials, including petroleum products that shall be used and/or stored on the site. Identify a plan for the disposal of waste petroleum products and/or other hazardous wastes generated by the project in the HMCP. Additionally, detail a plan for prevention, containment, cleanup and disposal of soil and water contaminated by accidental spills, and a plan for encountering unexpected contaminated soil and water during construction in the HMCP.

641-2.01 MATERIALS. Accomplish erosion and pollution control measures utilizing BMP as specified in the SWPPP and HMCP. Undertake ground-disturbing activities after the seeding deadline only under the following conditions:

1.	The SWPPP describes the work and controls to be taken to control storm water runoff after the seeding deadline.

2.	Personnel, materials, and equipment are on hand to accomplish the control measures identified in the SWPPP.

3.	Stabilize all disturbed areas against erosion within 7 days of the temporary or permanent cessation of work on the slopes. Stabilization practices may include mulching, geotextile, sod, covering with sheet plastic, or other equivalent measures.

The silt fence filtration material shall meet the requirements of subsection 729-2.04 Sediment Control.

The silt fence support framework shall be finished 50 mm x 50 mm wood, 75 mm diameter wood, #6 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

641-3.01 CONSTRUCTION REQUIREMENTS. Comply with all requirements of the NPDES General Permit for Alaska, and implement all temporary and permanent measures identified in the SWPPP and plans until the Engineer has submitted the NOT to the EPA. The Department and Contractor shall share responsibility for inspecting, and the Contractor’s representative shall prepare inspection reports per the requirements of the NPDES General Permit. Compliance with the NPDES General Permit does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate. The Department reserves the right to hire another contractor to perform this work if the Contractor is unresponsive or the Engineer cannot reach a suitable agreement with the Contractor.

Prior to the start of construction, the Contractor, the Contractor’s representative, the professional engineer who stamped the SWPPP, and the Engineer shall have an on site inspection to discuss the SWPPP implementation and the requirements under that plan.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water. The Contractor shall also be responsible for performing all fueling operations in a safe and environmentally responsible manner. Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

Silt fences shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of subsection 107-1.11, Protection and Restoration of Property and Landscape. Install additional silt fencing at other sites as directed by the Engineer.

Do not remove the silt fence until the slopes have been stabilized from further erosion as determined by the Engineer. Remove the silt fence after the completion of construction at those sites. Dispose of the silt fence off the project. Cut the fabric off at ground level and remove the wire and posts. Do not discharge silt into the wetlands or waterbodies when removing the silt fence. If a sediment height in excess of 100 mm above ground remains, spread the sediment on the roadway side of the fence location and seed immediately in accordance with Section 618, Seeding.

641-4.01 METHOD OF MEASUREMENT. Item 641(1) Erosion and Pollution Control Administration will not be measured for payment. The Engineer’s acceptance will constitute measurement.

Item 641(2) Erosion and Pollution Control will be measured in the manner specified in the directive authorizing the work.

The meter along the top of the fence will measure silt fence.

641-5.01 BASIS OF PAYMENT. Item 641(1) Erosion and Pollution Control Administration, will be full compensation for administration of erosion control including plan preparation and amendments, inspection, monitoring, reporting and record keeping.

Item 641(2) Erosion and Pollution Control, will be full compensation for providing all labor, equipment, and materials required to accomplish the work, as specified in the directive authorizing the work.

Payment for Item 641(3), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, maintain and remove the silt fence in accordance with these specifications.

Failure to perform the following items diligently:

- pursue work required by the approved SWPPP,

- respond to inspection recommendations and/or deficiencies in the SWPPP,

c) implement erosion and sedimentation controls identified by the Engineer,

will result in a permanent price adjustment under Item 641(6). If the Contractor does not respond within 2 hours of the Engineer’s directive, then an amount equal to five percent of the total amount earned from all previous and subsequent progress payments on the contract or $50,000 which ever is greater, will be withheld, and a permanent price adjustment made equivalent to:

1.	$500 per hour for the first 4 hours of non-action;

2.	$1,000 per hour for every hour over four, but less than 10;

3.	$1,500 per hour for every hour over 10 hours of non-action.

The Price Adjustment will cease when the Engineer has accepted corrective actions. The Department reserves the right to hire another contractor to do corrective action, and to reduce the contract amount by this cost plus the cost to the Department implementing another contract.

In addition, the Engineer will make a price adjustment equivalent to any penalties levied against the Department by the EPA or any other state and/or federal agencies for violations of the Clean Water Act and the NPDES General Permit if the Department is issued a notice of violation by these agencies. This price adjustment shall be the actual cost of any fines levied against the Department. An amount equal to the maximum fine for the violation will be withheld temporarily until the Engineer knows the actual cost of the fine. The Engineer will release the difference, excluding any price adjustments upon satisfactory completion of the requirements of the NPDES General Permit. Penalties for violations are as stated in Part VI.A.2 of the Standard Permit Conditions of the NPDES General Permit. The Contractor shall also be responsible for the payment of his own fines.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution Control Administration	Lump Sum

641(2)	Erosion and Pollution Control	Contingent Sum

641(3)	Silt Fence	Meter

641(6)	Erosion and Pollution Price Adjustment	Contingent Sum

(3/28/00)R59aM98

SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

Standard Modification

642-3.01 GENERAL.  Delete the seventh paragraph.

(06/25/99)M 79

SECTION 643

#### TRAFFIC MAINTENANCE

Special Provisions

643-1.03 TRAFFIC CONTROL PLAN. Replace the last paragraph with the following: The Contractor may request, in writing, a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project.  All movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan. Maintain a minimum 3.6-meter lateral separation between the non-street legal vehicles and the motoring public. The Traffic Control plan shall specify the traffic control devices required for these operations.

Standard Modifications

643-2.01 MATERIALS. Delete this subsection in its entirety and substitute the following: Provide traffic control devices conforming to the following requirements:

- Signs.  Use signs, including sign supports, which conform to Section 615, the ATM and ASDS.

- Construction Signs: as designated on the Plans or on an approved TCP.

- Permanent Construction Signs: As designated on the Plans or on an approved TCP.

- Special Construction Signs: All other signs are Special Construction Signs.  Clearly and neatly mark the size of each sign on the back in 75-mm black numerals.

- Portable Sign Supports.  Use wind-resistant sign supports with no external ballasting.  Use sign supports that can vertically support a 1.2-m x 1.2-m traffic control sign at the height above the adjacent roadway surface required by the ATM.

- Barricades and Vertical Panels.  Use barricades and vertical panel supports that conform to the ATM.  Use Type III Barricades at least 2.4 m long.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

- Portable concrete Barriers.  Use portable concrete barriers that conform to the Plans.  For each direction of traffic, equip barriers with at least two side-mounted retroreflective reflectors or a continuous longitudinal stripe or preformed retroreflective pavement marking tape mounted 150 mm below the top of each barrier section.  Use yellow reflectors or tape if you use barriers at centerline.  The Contractor may use yellow reflectors or tape if barriers are to be installed at the centerline.  White reflectors or tape may be used if barriers are used on the roadway shoulder.

- Warning Lights.  Use Type A (low intensity flashing), Type B (high intensity flashing) or type C (steady burn) warning lights that conform to the ATM.

- Drums.  Use plastic drums that conform to the requirements of the ATM.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

- Traffic Cones and Tubular Markers.  Use reflectorized traffic cones and tubular markers that conform to the requirements of the ATM. Use traffic cones and tubular makers at least 710 mm high.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

- Interim Pavement Marking: Apply markings according to Section 670 and the manufacturer’s recommendations.  Use either:

- Paint conforming to subsection 708-2.03 with glass beads conforming to subsection 712-2.14, or

- Preformed marking tape (removable or non-removable) conforming to subsection 712-2.14, or

- Temporary raised pavement markers conforming to subsection 712-2.15 or 712-2.16 as appropriate.

- High-Level Warning Devices.  Use high-level warning devices that conform to the ATM.

- Temporary Crash Cushions.  Use approved temporary crash cushions conforming to the ATM.  Use reflective sheeting that meets AASHTO M 268 Type II or III.  Do not use permanent crash cushions as temporary crash cushions.  Use sand or water filled crash cushions only when the forecasted temperature, when used, is above 5  C.

- Sequential Arrow Panels.  Use Type a (610 x 1220 mm), Type B (762-x 1524 mm) or Type C (1220-x 2438 mm) panels that conform to the ATM.

- Portable Changeable Message Board Signs.  Use truck or trailer mounted portable changeable message board signs with a self contained power supply for the sign and with the following features:

- Message sign panel large enough to display 3 lines of 229-mm high characters.

- Eight characters display per message line.

- Fully programmable message module.

- The capacity to create, preview, and display new messages and message sequences.

- A waterproof, lockable cover for the controller keyboard.

- An operator’s manual, a service manual, and a wiring diagram.

- Quick release attachments on the display panel cover.

- Variable flash and sequence rates.

- Manual and automatic dimming capabilities on lamp bulb matrix models.

- Locate the bottom of the sign panel at least 2.1 m above the pavement.

- Operate with a battery pack a minimum of 2 hours under full load.

- Plastic Safety Fence.  Use 1.2-m high construction orange fence manufactured by one of the following companies, or an approved equal:

- “Safety Fence” by Services and Materials Company, Inc., 2200 South “J” Street, Elwood, Indian, 46036. Phone (800) 428-8185.

- “Flexible Safety Fencing” by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706.  Phone (800) 648-7974.

- “Warning Barrier Fence” by Plastic Safety Systems, Inc. P.O. Box 20140, Cleveland, Ohio, 44120.  Phone (800) 662-6338.

- Temporary Sidewalk Surfacing.  Provide temporary sidewalk surfacing as required by an approved TCP and the following:

- Use plywood at least 12 mm thick for areas continuously supported by subgrade.  Use plywood at least 25 mm thick for areas that are not continuously supported.

- Do not use unsupported 25-mm plywood longer than 750 mm

- Use plywood with regular surfaces.  Do not overlap plywood joints higher than 25 mm.

- Use a method that will withstand 40km/h wind velocities to hold temporary surfacing in place.

- Temporary Guardrail.  Use temporary guardrail that meets Section 606, except that posts may require placement under special conditions, such as frozen ground.

- Flagger Paddles.  Use flagger paddles with 600 mm wide by 600 mm high sign panels, 200 mm Series C lettering (see ASDS for definition of Series C), and otherwise conform to the ATM. Use reflective sheeting that meets AASHTO M 268 Type II or III. (10/1/00) M91

Special Provisions

Add the following:

- Flexible Markers.  Refer to subsection 606-2.01 Materials.

Standard Modifications

Add the following subsection:

643-2.02 CRASHWORTHINESS. Submit documentation, by the method indicated, that the following devices comply with the requirements of the National Cooperative Highway Research Program (NCHRP) Report 350, (Test Level 3) on the given schedule.

| Work Zone Traffic Control Device Compliance with NCHRP 350 |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Category | ## Devices | Compliance Required for New Devices* | Full Compliance Required** | Method of Documentation |
| 1 | Cones, candles, drums w/o attachments, delineators | 10/1/98 | 1/1/02 | Manufacturer’s Certification for devices exceeding height and weight limits |
| 2 | Barricades, portable sign supports, drums w/ lights, other devices weighing less than 45 kg but not included in category 1. | 10/1/00 | 1/1/04 | FHWA approval letter. |
| 3 | Truck mounted attenuators and portable crash cushions. | 10/1/98 | 1/1/02 | FHWA approval letter. |
|  | Portable concrete barriers | 10/1/02 | 1/1/08 | FHWA approval letter. |

*  All devices purchased after this date.

**All devices used after this date.

Category 1 devices that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350, Test Level 3. This certification may be a one-page affidavit signed by the vendor.  Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.  No certification is required for devices within the weight and height limitations.

Composition		Weight		Height

Cones		Rubber			 9 kg	 920 mm

Plastic			 9 kg	1220 mm

Candles	Rubber			 6 kg	920 mm

Plastic			 6 kg	920 mm

Drums		Hi Density Plastic	35 kg	920 mm

Lo Density Plastic	35 kg	920 mm

Delineators	Plastic or Fiberglass	 N/A	1220 mm

Category 2 and listed category 3 devices may be documented by submitting an official letter from the Federal Highway Administration stating the device NCHRP 350, Test Level 3 requirements. Letters for many devices may be found on the FHWA’s Work Zone Device web site: (http://safety.fhwa.dot.gov/roadside/know/workzone/index.htm).

Submit documentation of compliance to the Engineer before using devices on the project. (10/1/00) M91

Special Provisions

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. Add the following:

Whenever construction activity encroaches onto the safe route in a traffic control zone, the Contractor shall station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

Standard Modification

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  In the fourth paragraph, third sentence, change “crossings” to “closures”.  (06/25/99)M 80

Special Provisions

643-3.05 AUTHORITY OF THE ENGINEER. Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT. Add the following: Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding,” potholes, excessive dust or mud, or dirty or out of place traffic control devices. The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full-unimpeded use by the public. Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. . Delete the last sentence and substitute the following: Unless otherwise determined by the Engineer, do not restrict traffic during the times listed below.

Add the following:

- Parks Highway, Palmer-Wasilla Highway, Knik Goose Bay Road.

- Monday through Friday 5:30 AM to 8:00 AM.

- Monday through Thursday 3:00 PM to 7:00 PM.

c.	Friday from 2:00 PM to Saturday at 12:00 AM (midnight).

d.	Around any holiday:

1)	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 3:00 P.M. on the Friday before the holiday to 3:00 A.M. on the day after the holiday.

2)	If a holiday falls on Wednesday, the above stipulations apply from 3:00 P.M. on the Tuesday before the holiday to 3:00 A.M. on the Thursday after the holiday.

- If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 3:00 P.M. on the day before the holiday to 3:00 A.M. on the Monday after the holiday.

2.	East Riley Avenue, west of Knik-Goose Bay Road.  Maintain two-way traffic on Sundays from 7:00 a.m. to 2:00 p.m.

3.	Lot 1, Block 1, Cottonwood Park Subdivision.

- The complete shutdown of the TCBY drive through shall be limited to a maximum of two weeks.

- Maintain the existing disabled access to the building at all times.

- In order to allow daytime business use, construct the parking lot between 9:00 PM to 6:00 AM.

- Parking shall be accessible between 6:00 AM and 9:00 PM.

4.	Two weekend closures will be allowed for the storm drain extension (Friday at 7:00 PM to Monday at 5:30 AM.

The Contractor shall make every effort not to delay school buses through the construction work zone.

Lane restrictions, if allowed, shall be conducted so that no more than a 5 minute accumulated delay is encountered by a waiting motorist through the entire length of the project, except during paving operations when 10 minutes delay will be allowed

for all motorists except school buses. If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

643-3.09 INTERIM PAVEMENT MARKINGS. In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following: Do not place final pavement markings until traffic has traveled over the seal coat or surface treatment for at least 14 days and no more than 21 days, as directed by the Engineer.

643-4.01 METHOD OF MEASUREMENT. Page 376, under item 6 “Interim Pavement Markings,” delete the second paragraph.

Add the following:

No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  All work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

643-5.01 BASIS OF PAYMENT. Add the following:

The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Meter | $215.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion | Each | $2,500.00 |
| Pilot Car | Hour | $65.00 |
| Watering | Kiloliter | $5.25 |
| Street Sweeping | Hour | $150.00 |
| Plastic Safety Fence | Meter | $16.40 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Meter | $12.50 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Meter | $4.00 |
| Temporary Guardrail | Meter | $70.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Meter Meter Meter Each | $0.32 $2.13 $0.24 $40.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $32.00/hour. The Engineer does not require a change order/directive for the flagging pay item.  (3/6/01)R222M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

SECTION 644

SERVICES TO BE FURNISHED BY THE CONTRACTOR

Special Provisions

644-2.01 FIELD OFFICE. Delete the third fifth and seventh sentences of the first paragraph and the second paragraph in this subsection and substitute the following: Meet the following office requirements:

1.	A minimum of 100 square meters of floor area. Divide the office area so that it contains an office room separated by a closable door. The office room shall have a minimum of 15 square meters of floor area. A minimum of 15 square meters of window area and adequate ventilation.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	A minimum of two electrical outlets.

4.	Adequate parking for a minimum of 15 vehicles, with one disability parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

5.	Provide attached indoor plumbing with sanitary lavatory facilities and potable drinking water.

6.	Three (3) telephone service lines available at the office location.

7.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

8.	Located within 10 kilometers of the project.

- Provide one move in and one move out for state office furniture and equipment.

10.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

Standard Modifications

644-4.01 BASIS OF PAYMENT. In the last full paragraph, beginning with “Furnishing the following is subsidiary”, after “platform scales,” insert “ scale operators, “.

(06/25/99)M 81

Special Provisions

644-4.01 BASIS OF PAYMENT. Add the following: Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory.

Add the following section:

SECTION 645

TRAINING PROGRAM

Special Provision

645-1.01 DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j and 7.l, located in the "green pages" of this document.

645-3.01 General.  The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided. Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following: contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long

as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02 Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03 Subcontracts.  In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01 Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program,	Labor Hour

___ Trainees/Apprentices

(10/29/91)S 16

Add the following Section:

SECTION 647

EQUIPMENT RENTAL

Special Provisions

647-1.01 DESCRIPTION. Furnish construction equipment, operated, fueled and maintained, on a rental basis.  This equipment is for use in construction of extra or unanticipated work, only at the direction of the Engineer. The definition of construction equipment is that equipment actually used for performing the items of work specified. The definition shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

Accomplish this work under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions. These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers. The Department will not be liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED. Furnish, operate, maintain, service and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer. Use skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth must meet minimum requirements. Furnish the number of pieces of each equipment that the Engineer considers necessary for economical and expeditious performance of the work. Use only the equipment that the Engineer directs.

All equipment shall be in first-class working condition and capable of full output and production. The minimum ratings of various types of equipment shall be as manufactured and based on manufacturers’ specifications. Do not alter equipment to achieve the minimum rating. Replace equipment when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

Fully operate all equipment. This includes the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL. Use competent and experienced equipment operators capable of operating the equipment to its capacity. All personnel are employees solely of the Contractor.

Provide a job superintendent or Contractor’s representative together with such other needed personnel for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and material. Furnish without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS. Perform work in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

Furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer. Commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project. Record time to the nearest one-quarter hour for each item of equipment listed in the bid schedule, during which equipment is actively engaged in construction of the project. Also, record the serial number and brief description of each item of equipment listed in the bid schedule. Record each day's activity on a separate sheet or sheets. A Contractor’s representative shall verify the data and sign at the end of each shift. Provide a copy to the Contractor's representative.

647-4.01 METHOD OF MEASUREMENT. The actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work, on the designated areas, in accordance with the instruction of the Engineer. The pay time will not include idle periods, or time spent oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment. The Engineer will not authorize payment for travel time to or from the project.

647-5.01 BASIS OF PAYMENT. This shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment. Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

647(1)	Wide Pad Dozer, 48 kW Minimum	Hour

(11/12/98)R15M98

# SECTION 650

# PARK FACILITIES

- Special Provisions

650-1.01 	DESCRIPTION.  This work shall consist of furnishing, constructing and placing benches and interpretive panels in conformance with the plans and Special Provisions.

650-1.02	APPLICABLE ACCESSIBILITY STANDARD.  Americans with Disabilities Act (ADA) Accessibility Guidelines for Buildings and Facilities.

    - SUBMITTALS AND SUBSTITUTIONS.  Conform to Subsection 106-1.01.

Add the following:

The Contractor shall provide the following submittals for the Engineer’s review and approval.  The Contractor will not be allowed to begin wall construction until all submittal requirements are satisfied and found acceptable to the Engineer.  Changes or deviations from the approved submittals must be re-submitted for approval.  No adjustments in contract time will be allowed due to incomplete submittals.  At least 15 working days prior to initiating the work, the Contractor shall submit to the Engineer:

- Manufacturer’s installation instructions and product data if used.

- Shop drawings showing all connections and dimensions.

- Structural Engineer’s approval review.

4.	Color chart for bench color selection (Cobalt Blue).

650-2.01 MATERIALS.  Interpretive panel shall be new and conform to the details shown on the plans or as specified.  Benches shall be one of the following:

- Petoskey Group Backed Bench, dual support, 1.98 m length, Polysite seat, embedded support as supplied by Landscape Forms, 1-800-430-6209.

- Parson Series Model SP-8, 1.8-m length Gray 2nd Site Systems reinforced Recycled Plastic Slats seat, embedded support as supplied by Victor Stanley Inc. 1-800-368-2573.

c)	Genova Series GNB-6-RD-IG-PS, Dual color Gray bench/Cobalt Blue supports as supplied by Trilary Inc., Thomas Steele Division, 1-800-241-2505.

The Contractor shall notify the Engineer at least 72 hours prior to picking up materials.

BACKFILL Selected Material, Type A conforming to Subsection 703-2.07.

CONCRETE 5-Sack and 6-Sack Concrete conforming to Section 501.

STRUCTURAL STEEL Structural steel shall conform to the requirements of ASTM Specification A 36 (Standard Specification for Carbon Structural Steel).

GALVANIZING Conform to AASHTO M111/ASTM A123 (Standard Specification for Zinc [Hot-Dip Galvanized] Coatings on Iron and Steel Products), or AASHTO M232/ASTM A153 (Standard Specification for Zinc Coating [Hot-Dip] on Iron and Steel Hardware).

WOOD Conform to Section 713.  Wood species shall be Douglas Fir, Western Hemlock or Hem-fir unless otherwise specified.

1.	Dimensional.  Dimensional lumber and timbers are shown on the plans in nominal dimensions, i.e.; 50mmx100mm, indicating surfaced four sides (S4S) or planed material.  Use classification for light framing shall be Construction Grade.  Use classification for structural joists and planks shall be No. 2 Grade or Better.  Manufacturing classification shall be Dressed (Surfaced) Lumber.  Size classification shall be Nominal Size Designations of Boards, Dimension, and Timbers.

2.	Rough-Cut.  Unless otherwise indicated, rough cut lumber and timbers are shown on the plans in actual dimensions, i.e.; 50mmx100mm, indicating rough-cut material. Use classification shall be Structural Lumber, No. 2 Grade or Better. Manufacturing classification shall be Rough Lumber.  Size classification shall be Rough Dry Sizes.

TREATED WOOD Wood shall conform to Subsection 650-2.05.  Treatment shall be as follows:

1.	Above Ground Applications.  Pressure treat lumber and timber with water borne salts preservative Chromated Copper Arsenate Type C (CCA-C) to a minimum retention of 6.47 kilograms per cubic meter or to refusal. Treated materials shall be pigmented uniformly brown in color by treater and nonincised.  This type of treated wood is commonly used for residential decks for above ground applications.  Incising may be used on 100mmx and thicker material to obtain minimum retention.

2.	Ground Contact Applications.  Pressure treat lumber and timber with water borne salts preservative to Chromated Copper Arsenate Type C (CCA-C) to a minimum retention of 9.7 kilograms per cubic meter.  Exposed treated materials shall be pigmented uniformly brown in color by treater.

FASTENERS Commercial quality and type of nails and screws as required to securely hold all members in place in accordance with National Design Specifications.  Nails shall be hot dipped galvanized.  All other fasteners shall be corrosion resistant.  Fasteners in pressure treated wood shall be hot dipped galvanized.  Nails and wood screws below grade in pressure treated wood shall be stainless steel.

PAINT Unless otherwise specified, use the following paint types and colors, or approved equals:

1.	Semi-Transparent Oil Stain.  Exterior alkyd based stain, color russet.  Stains for pressure treated wood shall be recommended by manufacturer for use on pressure treated wood.

2.	Clear Oil Stain.  Non-pigmented penetrating exterior alkyd base stain formulated for water repellency.

3.	Metal Primer Paint.  As recommended by enamel paint manufacturer.

4.	Enamel Paint.  Exterior alkyd base gloss enamel.  Color to match solid oil stain color.

5.	Concrete Sealer.  Clear acrylic copolymer conforming to AASHTO M148/ASTM C 309 (Standard Specification for Liquid Membrane-Forming Compounds for Curing Concrete, for Type 1 Compounds).

6.	Above Ground Wood Preservative.  Brown preservative with active ingredient of minimum 9.08 percent copper naphthenate (equivalent to minimum 1 percent metallic copper).  Color to be approved by Engineer.

7.	Below Ground Wood Preservative. Preservative with active ingredient of minimum 18.16 percent copper naphthenate (equivalent to minimum 2 percent metallic copper).

- End Cut Preservative for Treated Wood.  Brown preservative with active ingredient of minimum 18.16 percent copper naphthenate (equivalent to minimum 2 percent metallic copper).  Color to match preservative pressure treatment color.

- Benches shall be powercoated Cobalt Blue.

Paint that has been frozen or is out of date shall be replaced at no additional cost to the Department.

SIGNS Fabricate sign panels to the dimensions shown on plans.  Metal sign panels shall be 2-mm thick alloy 6061-T6 aluminum.  Wood sign panels shall be medium density overlay plywood.  Signs shall have Type II (medium intensity) reflective sheeting background with color as specified.  White high intensity sheeting for symbols, letters, and borders shall match 3M Scotchlite Reflective Sheeting #2290.  Brown medium intensity sheeting for background shall match 3M Scotchlite Reflective Sheeting #2279.

650-3.01 	CONSTRUCTION REQUIREMENTS.  Location shown on the drawings of park facilities are approximate.  The Engineer will field locate park facilities at the time of construction.

EXCAVATION AND BACKFILL Conform to the requirements of Section 204 and the details on the plans.

CONCRETE Conform to the requirements of Section 501 and the details on the plans.

STRUCTURAL STEEL Welding to conform to American Welding Society D1.1.

WOOD Competent carpenters shall be employed and all framing shall be true and exact.  Unless otherwise specified, nails and spikes shall be hand driven with just sufficient force to set the heads flush with the surface of wood.  Power nail guns are prohibited.  Hide all non-removable shipping, storage, weathering and erection marks on fabricated lumber from view in the completed work.  Use of damaged lumber shall not be allowed.  Store on-site lumber above the ground and protected from damage and weathering.

Holes for round drift-bolts and dowels shall be bored with a bit 1.5-mm smaller in diameter than that of the bolt or dowel used.  Holes for machine and carriage bolts shall be bored with a bit of the same diameter as that of the bolt.  Holes for lag screws shall be bored with a bit not larger than the body of the screw at the root of the thread.

Unless otherwise specified, USS flat washers shall be used in contact with all bolt and heads or nuts that would otherwise be in contact with wood.

PAINT Deliver in sealed containers with labels legible and intact.  Remove dirt, grease, oil and other construction debris prior to painting.  Insure that surfaces to be painted are even, smooth, sound, clean, dry, and free from defects affecting proper application.  Metal surfaces to receive paint shall be corrosion free.  Apply per manufacturer's recommendations.  Apply paint material evenly without runs, sags, or other defects.  Work each coat into the material being coated at an average rate of coverage recommended by the manufacturer.  Cover surfaces completely to provide uniform color and appearance.  Remove all paint, stain, or other finish material where it has spilled or spattered.

General.  Unless otherwise specified, schedule finishes as follows:

a.	Non-Treated Wood, Surfaced.  Finish surfaces not scheduled to receive clear oil stain with wood preservative.

b.	Non-Treated Wood, Rough Cut.  Saturate below and above ground surfaces not scheduled to receive stain with wood preservative.

c.	Treated Wood, Hidden.  Dados, cut ends, drilled holes and field cuts in wood materials shall be brush coated to saturation with end cut preservative.

d.	Treated Wood, Exposed.  Saturate cut surfaces with scheduled finish. Finish surfaces not scheduled to receive stain with wood preservative.

e.	Concrete and Masonry.  Seal exposed surfaces.

f.	Metal.  Prime and paint exposed metal surfaces that are not fabricated of corrosion resistant material or galvanized.

650-4.01 	METHOD OF MEASUREMENT.  Park facilities with the unit measure each will be measured by the actual number of facilities completed and accepted.

Excavation and embankment for park facilities outside the limits shown on the plans will be measured for payment only if the Engineer directs said activity. Excavation and embankment for park facilities outside the limits shown on the plans will be measured for payment only if said activity is directed by the Engineer. Excavation and backfill required for facilities paid for under this section will not be measured for payment.

650-5.01 	BASIS OF PAYMENT.  The accepted quantity of park facilities will be paid for at the contract unit price per unit of measurement for the type specified completed in place, and listed below excluding all clearing, grubbing, topsoil and crushed aggregate base course, which shall be paid for separately at contract unit prices.

Accessible models of a park facility item will be compensated at the same unit price as the standard model.

Payment will be made under:

Pay Item No.	Pay Item		Pay Unit

650(3)	Park Bench				Each

650(40)	Interpretive Sign			Each

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.03 EQUIPMENT LIST (S) AND DRAWINGS.  Delete item number 1 that follows the first paragraph, and add the following: The Approved Products List does not apply to the 660 items.  Provide catalog cuts of all materials to the Engineer for review and approval.

Add the following to the last paragraph.  The Engineer will deliver one copy each to State Maintenance and Operations; Technical Services; and attach the appropriate sheets of the last set in clear plastic envelopes to the inside of each controller assembly and load center.

660-1.05 MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS. Delete this subsection in its entirety and substitute the following: This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the contract. The work includes: repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned in accordance with the following specifications.

At the Pre-construction Conference, furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities. Make this person available at all times until the date of Acceptance for Traffic and Maintenance and provide all labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When the Contractor begins work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time. Maintenance does not include replacing defective equipment or repairing damage before transferring maintenance responsibility. Therefore, before starting work on the project, the Contractor should inventory the condition of the existing equipment and document all damaged and defective equipment, which the Engineer will inspect with the Contractor. If the Contractor begins work before providing the Engineer with an inventory,  the Contractor waives the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep all components of the existing and temporary electrical systems fully operational during the progress of the work, except when the Engineer allows shutdowns to alter or remove the systems. The Engineer will consider these systems fully operational when he finds no damaged or defective equipment in service, and photoelectric controls operate the lighting systems. The State will pay for all electricity used to operate the systems, if the public benefits from their operation. Furnish replacement equipment compatible with equipment used in the Central Region.

Begin repair work on all systems within one hour of notification by the Engineer. If the Contractor does not complete the repairs, the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor. When the Contractor works on a traffic signal system, print a record of all work performed in the diary found in each controller cabinet. Make sure each entry includes

1.	The dates and times the Contractor began and completed the Contractor’s work, and the names of the crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to periods during normal working hours as specified in Section 643, Traffic Maintenance. During the shutdowns, use flag persons to control traffic. Provide local traffic enforcement and maintenance agencies 24-hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and all underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways are to remain open to traffic and existing lighting systems are to be modified, energize the modified circuit by sunset on the same day the Contractor retires the original circuit.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever the Contractor reduces their clearance from the traveled way is less than 1.8 meters.

During the various phases of construction, shift the signal heads to keep them aligned horizontally and vertically with the approaches in accordance with the following:

- For overhead signals, maintain 5.3 m to 5.8 m of clearance between the traveled way and the bottom of each signal.

- For side mounted signals, maintain 2.7 m to 3.4 m of clearance between the traveled way and the bottom of the signal.

3.	Align overhead signals controlling a single lane with the center of the lane.

4.	Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

5.	Check the horizontal angle to the side mounted far right signal from the center of the farthest left through lane at the stop bar. When the angle exceeds 20 degrees, move this signal to an overhead location. With two or more through lanes, center one signal head over each lane. With one through lane and protected-permitted signal phasing, leave the five section signal over the lane line and center the signal to be relocated over the through lane, otherwise install the relocated signal 2.4 meters to the right of the signal centered over the through lane.

6.	For pedestrian signals, maintain 2.1 m to 2.7 m between the traveled way and the bottom of each pedestrian signal.

7.	Aim all signal heads in accordance with subsection 660-3.08, Installation Details.

When no longer required, salvage all original and Department provided equipment in accordance with the plans and subsection 660-3.21, Salvaging or Reusing Electrical Equipment, and remove all other materials used in the temporary systems from the project.

Add the following subsection:

660-1.05(A) TEMPORARY SIGNAL SYSTEMS. Provide temporary traffic signals at the intersections listed in the plans or special provisions. Move traffic through these intersections at all times with fully functional traffic signals, except during shutdowns to change from one system to another. The Engineer will limit temporary signal system shutdowns to periods during normal working hours as specified in Section 643, Traffic Maintenance. During these shutdowns, use flag control to control the flow of traffic.

Submit a plan for each temporary signal system to the Engineer for approval before implementation. Ensure each temporary signal system equals the one being replaced or modified, that is, it includes the same number of signal heads, signal phases, pedestrian pushbuttons, etc.  Include the following details in each temporary signal plan.

1.	A scale drawing of the intersection that includes all lanes, their widths, and auxiliary lane pocket lengths.

2.	The location of all signal poles.

3.	The location, sizes, and type of each signal head.

Temporary signal systems may consist of any combination of the following:

1.	The existing systems

2.	Relocated components of the existing systems

3.	Guyed wood poles

4.	Parts of the permanent signal system.

Furnish and install all materials and miscellaneous hardware required for a functional traffic signal system. All materials shall conform to the requirements of the plans and specifications. Use temporary equipment compatible with existing equipment used in the Central Region. Provide load centers as required in subsection 660-1.05(B), Temporary Illumination Systems.

The Contractor may suspend traffic signals from messenger cables provided the Contractor mounts them with standard span wire hangers and secure them with a second cable to prevent misalignment in a wind. Furnish all signal faces with back plates and visors. Use two circuits to energize the signals of each phase that include two or more signal faces; wire each circuit wired with an IMSA 20-1 signal cable. The Engineer will allow splices only at the terminal blocks in the signal faces. Leave sufficient signal cable slack at each pole to provide for drip loops and to allow realignment of each signal head. The Contractor may install temporary controller assemblies on Type III junction boxes while completing work on the permanent systems.

Whenever temporary signals includes a span wire attached to a permanent signal pole, install a guy on the permanent pole and provide protective collars to prevent chafe damage. Exclude poles with breakaway bases in span wire supported signal systems.

Maintain fully actuated traffic signals during the normal course of construction by installing loop or optical detectors as directed by the Engineer.  During winter shutdown, provide loop detectors in the signal systems according to Section 6.080 of Chapter 6 of the Municipality of Anchorage’s Design Criteria Manual.

Add the following subsection:

660-1.05(B) TEMPORARY ILLUMINATION SYSTEMS. Provide temporary illumination at all locations with existing lighting, at all temporary traffic signals, and along all roadways that transition from one section to another. Provide this work during the life of the contract on all roadways open to traffic within the project limits.  Make temporary lighting systems operational by sunset on the day the Contractor replaces or retires a system, or the Contractor opens a roadway and/or detour to traffic.

Submit a plan for each temporary lighting system to the Engineer for his review and approval prior to implementation.  Ensure the temporary lighting plans equal the systems being replaced or modified.  At intersections, provide electroliers on the far right side of each main street approach, installed near the main street radius returns.  Consider the street with the vehicular right-of-way as the main street; at signalized intersections and four-ways stops, consider both streets as main streets.

Furnish and install all materials and miscellaneous hardware required to provide a functional lighting system, including electrical load centers. All materials shall conform to the requirements of the plans and specifications, except branch conductors may be triplex aluminum with messenger cable if they are installed overhead.  Install branch conductors in underground electrical conduit when overhead conductor clearances do not conform to the National Electrical Safety Code (NESC).  Size conductors to provide the minimum voltage recommended by the ballast manufacturer at the most remote luminaire. The Contractor may use the existing luminaires or new luminaires with a light distribution compatible with the proposed lighting system configuration.

Use any of the following poles that maintain a minimum 12-m difference in elevation between a luminaire and the edge of traveled way beneath it.

1.	Existing poles if they are not owned by a utility.

2.	Poles from the permanent lighting system.

3.	Poles that are part of the temporary signal systems.

4.	ANSI Class 4 wood poles that the Contractor furnishes.

5.	Steel or aluminum poles that meet design criteria for 130 kilometer per hour wind speeds according to AASHTO Standard Specifications for Structural Supports.

Install all light poles with the ends of the mast arms situated over the edge of the traveled way. Retain the breakaway base features, when the Contractor relocates existing electroliers. Provide all other poles installed in the clear zone, except traffic signal poles, with FHWA approved slip bases, transformer bases, or frangible couplings. Install wood poles and all other fixed base poles behind portable concrete barrier; provide a 0.6-meter space between the barrier and the pole.

Use any of the following load centers to energize the temporary lighting and signal systems. Provide all work needed to modify load centers to provide functional temporary lighting and signal systems according to the NEC.

1.	Permanent load centers installed in their plan location.

- Existing load centers scheduled to remain intact until completion of the project. The Contractor may relocate and reuse existing load centers only if they are approved.

3.	Approved temporary load centers with photoelectric controlled lighting circuits.  Provide a temporary load center when the Contractor retires an existing load center that is not approved, and when approved load centers are unavailable.

Approved load centers include load centers UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "Suitable for use as service equipment".

660-2.01 EXCAVATING AND BACKFILLING. In the fourth paragraph, change “Subsection 204-3.01" to “Section 204.”

Add the following after the fourth paragraph: Backfill the first 150 mm lift with material free of rocks exceeding a 25 mm maximum dimension.

660-2.03 FOUNDATIONS.  Delete the Pile Foundations section and substitute the following:

Pile Foundations.

- For each foundation, install a steel pipe pile that features

- a minimum diameter, length, and wall thickness as shown on the Plans,

- a minimum yield strength of 290 Mpa, and

- material that conforms to ASTM A252-98, except the minimum chemical and tensile requirements shall conform to Sections 7 and 8 of ASTM A36/A36M-97a.

- Connection plates shall conform to ASTM A36/A36M-97A and be 50mm thick.

- Connection bolts, nuts, and washers shall conform to the details as shown on the Plans.

- Install the piles open ended, in accordance with Section 505 of the Alaska DOT/PF Standard Specifications for Highway Construction.  Be advised that in many cases to install the steel pipe piles, the Contractor may need to pre-bore, spud, use a larger pile-driving hammer, and excavate inside the pile, in addition to normal pile driving techniques. Submit a pile-driving plan to the Engineer, for approval, at least 14 calendar days prior to driving the first steel pipe pile.  At a minimum, the pile-driving plan shall consist of the a.) pile driving hammer, or hammers, to be used, b.) alternate techniques planned for pile installation, and c.) equipment used for the pile driving operation.

- Complete all welding shown on the contract plans and as specified herein in accordance to AWS Structural Welding Code –Steel, AWS D1.1:2000.  At least 14 calendar days before the Contractor begins welding, submit three items to the Engineer for approval: a steel pipe pile, welding plan, and mill certification reports for the steel pipe pile and connection plates.

Do not begin welding until the Contractor has received these items back from the Engineer approved in writing. The welding plan shall consist of the following

- Welding Procedure Specification (WPS), AWS Form E-1 or equivalent.

- WPS Qualification Test Record, AWS Form E-3 or equivalent.

- Welder Qualification Test Record, AWS Form E-4 or equivalent.

- Visual Inspection Acceptance Criteria with Daily Inspection Form.

- Daily Inspection Report Form to be used.

- Report of Tested Examination of Welds, AWS Forms E-7, E-8 or equivalent.

- The Contractor’s welding Quality Control Manager (QCM).

- The Contractor’s Fabrication/Erection Inspector, with documentation of qualifications.

- The Contractor’s Verification Inspector, with documentation of qualifications.  Furnish an independent third party welding inspector currently certified by AWS to perform verification inspection.

- Furnish all Fabrication/Erection Inspection necessary to ensure that the materials and the workmanship meet the requirements of the contract documents, including the following minimum level of non-destructive testing (NDT) of all shop and field welding.

- Visually inspect (VT) the entire length of each and every weld made.

- Inspect full penetration welds by ultrasonic NDT testing (UT) or by radiographic NDT testing (RT), as directed by the Engineer. The quantity includes inspecting the entire length of each weld inspected and inspecting 25% of the full penetration welds made. If the Fabrication/Erection Inspection or the Verification Inspection reveals one or more defects then inspect all remaining welds by UT or RT, as directed by the Engineer.

- Inspect the entire length of each and every fillet weld by magnetic particle NDT testing (MT).

- Furnish all Verification Inspection necessary to ensure an acceptable product is being furnished in accordance with the Contract Documents. This inspection includes NDT at a frequency of 10 percent of the NDT required for the Fabrication/Erection Inspection rounded up to the next whole number, or 2 tests, whichever is greater.

- Correct all deficiencies in materials and workmanship revealed by any inspection, without additional compensation. The Engineer reserves the right to have any weld tested using destructive testing.

660-2.04 POLES, STEEL PEDESTALS AND POSTS. Add the following: Furnish light poles designed for 160 km per hour wind speeds and a 1.3 gust factor.

Relocate existing standards per the plans in a manner that maintains their existing condition. Replace standards damaged or destroyed by the Contractor’s operations

at the Contractor’s expense. When the Contractor relocates galvanized standards with rusted or scarred surface areas, repair these areas in accordance with subsection 660-2.15, Galvanizing.

660-2.05 CONDUIT. Add the following: The Engineer will only allow trenching to install conduits across roadways scheduled to be paved or overlaid.  After the Contractor paves the final asphalt course, however, the Engineer will not allow trenching.

660-2.06 JUNCTION BOXES. Delete the second paragraph and substitute the following: Only use pre-cast reinforced concrete junction boxes conforming to the sizes and details shown on the plans.  All junction box lids shall be cast iron.

660-2.08 CONDUCTORS. Add the following to item 2 “Power Conductors and Cables:” Furnish cables consisting of three #8 AWG conductors with conductor insulation colored black, white, and red. Furnish cables with three conductors larger than #8 AWG with conductor insulation colored black, white, and red, or with all black conductor insulation with printed numbers identifying each conductor per ICEA method 4.

Delete Item 3 “Detector Loops” and substitute the following:

3.	Loop Detectors.  Use No. 14 AWG conductors that conform to IMSA Specification 51-5 for inductive loop detectors. Furnish the conductor loosely encased within a polyethylene tube.

4.	Loop Lead-in Cables.  Add the following to the third paragraph: Furnish cable with colored pairs that match those specified in subsection 660-2.09 Wiring, of these Special Provisions.

660-2.09 WIRING. Delete the first paragraph and add the following: Install signal cables with no splices in them. Install illumination cables without splices, except when adding an electrolier to the midst of a circuit. In addition, do not splice conductors within cabinets, poles, signal heads, and luminaires.

Crimp spade type terminals onto all conductors that attach to terminal blocks. When reusing cabinets, replace terminal blocks that lack enough terminals. Make the wiring within cabinets neat, and cable conductors together with self-clinching nylon ties.

Delete the first two sentences of paragraph numbered 7 and add the following: Pull illumination cables through the junction boxes adjacent to electroliers.  If the plans include the electrolier in a circuit, install illumination cable between the junction box and electrolier; make a parallel splice in the junction box to join the cables together.

Delete the paragraph numbered 9 and Table 660-3 and add the following: When splicing loop detectors to multi-pair loop lead-in cables, complete the work according to the following

1.	See the plans for the identifying number assigned to each loop detector and the loops assigned to each loop lead-in cable. Using this information, splice the loop detector tails to the paired conductors found in each lead-in cable, using the following color code:

Loop Detector Number				Colored Pair

The lowest numbered loop detector			Red and Black

The second lowest numbered loop detector		Blue and Black

The third lowest numbered loop detector		White and Black

The fourth lowest numbered loop detector		Green and Black

The fifth lowest numbered loop detector		Brown and Black

Usually a spare pair					Yellow and Black

2.	Remove a short section of cable jacket and only cut the shielded pairs dedicated to loop detectors being spliced.  Run these pairs, without splices, to the controller cabinet.

3.	Strip the insulation from the ends of the conductors.  With the loop and lead-in conductors parallel to one another, twist the bare ends together and then solder them together.

4.	Insulate and seal each soldered connection with a mastic-lined, heat shrink tubing end cap.

5.	First, crimp and then solder spade terminals to the ends of the shielded pairs in the controller cabinet. The Department will terminate the pairs on the terminal blocks and make all series and parallel connections.

Delete the last three sentences of paragraph numbered 10.

From the first sentence of the paragraph numbered eleven, delete the phrase "and loop lead-in cable splice (single pair or multiple pair)".

Add the following: Encapsulate all loop lead-in cable splices in rigid, transparent, PVC molds filled with re-enterable polyurethane electrical insulating and sealing compound. Furnish splice kits rated for 1000 volts AC operation and direct burial.

Provide molds that are re-useable and come in four pieces held together with stainless steel hose clamps. Two pieces form a cylinder and two flexible end caps seal the ends and allow the conductor entry. Use molds with dimensions suitable for the splice made, encase the cable jackets, and have fill and vent funnels.

Insert a loose woven polyester web that allows a full 6 mm of insulating compound to flow between the splice and the inside of the mold. Fill the PVC molds with re-enterable polyurethane electrical insulating and sealing compound that cures transparent, is nontoxic, is non-corrosive to copper, and does not support fungi or mold growth.

Delete paragraph numbered 14. and add the following: Label the cables used in the signal and illumination systems with the following legends:

1.	For the cables listed in Table 660-1, use the legends included in the same Table.

2.	Use the loop number shown on the plans to label each tail of all loop detectors and the paired loop lead-in conductors in the controller cabinet.

3.	For interconnect cables, use the first letter of the direction the cable follows to the adjacent intersection on each cable. Add a number suffix if more than one cable is routed to the adjacent intersection.

Furnish the two types of identification tags listed below that feature hand written legends. Write the legends specified neatly and legibly, using a black marking pen recommended by the tag manufacturer. Replace at no expense to the State all identification tags the Engineer deems illegible.

1.	Use identification cable ties for labeling loop detector tails and the paired conductors included in each loop lead-in cable in the controller cabinet. Furnish identification cable ties made of nylon that feature a nonmagnetic stainless steel locking device embedded in the head and a tag attached "flag style" to the head. The cable ties shall consist of a single strap with a minimum size tag of 20 mm by 9 mm.

2.	To label all other cables, use cable tags made of nylon reinforced vinyl impervious to the elements and which will not tear. Provide tags with a 100 mm by 44 mm minimum size that attaches flag style at one corner to a single strap. Furnish yellow tags for labeling all signal and interconnect cables and red tags for labeling lighting and feeder cables.

660-2.10 FUSED SPLICE CONNECTORS.

Add the following: Retrofit reused poles with new tap wires, and fused disconnect kits.

660-2.11 BONDING AND GROUNDING.  Add the following after the first paragraph: Install a 19 mm by 3.0 m copper clad ground rod under “P” type controller cabinet foundations.

Add the following after the second paragraph:

All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed. Grounding bushings shall be the threaded type.

Where wire is pulled and reinstalled in existing conduits, the bare No. 8 AWG copper wire shall also be installed. Where conduits are installed for future conductors, the above mentioned copper wire may be omitted. (3/30/00)R215M98

660-3.03 STANDARD AUXILIARY EQUIPMENT.

3.	Conflict Monitors. Add the following:

- Supply conflict monitors with an RS-232 serial port that allows the monitor to download information through an external dial-up multi-port modem or to a personal computer using the Microsoft Windows NT operating system.

660-3.04 SPECIAL AUXILIARY EQUIPMENT.  Add the following:

- Opticom Priority Control System. Install the following components of the 3M Company’s Opticom Priority Control System in accordance with 3M’s written installation instructions at each signalized intersection listed on the plans.

Install Model 138 Optical detector lead-in cable between the end of each signal mast arm and the controller cabinet. Furnish enough slack in these cables for them to extend 0.6 m beyond the end of each signal mast arm and to leave 3.0 m of slack in the controller cabinet.  Seal both ends of each lead-in cable with mastic lined, heat shrink tubing end caps.

7.	Traffic Logging System.  Furnish, for installation in each traffic signal controller cabinet, a module that collects, time stamps, stores data in an unattended manner, and conforms to the following:

a.	Operation. The unit shall accept a new operating program, operational parameters, and the date and time stamp from a personal computer, downloaded through an RS-232 cable. The use of replaceable proms to change the operational program is unacceptable. Data collection shall be automatic and not require an operator to reset or start operation.

In the event of a power interruption, data collection shall automatically restart at the proper time. Other than the current sample being collected, the unit shall not lose stored data because of the power interruption. At power-up or at the restoration of power after an outage, the unit shall log the date and time at the start of data collection.

The unit shall maintain the operating program, data storage, and date/time for a minimum of 5 years from when power is removed from the unit. The internal program/data size shall be a minimum of 32,000 bytes.

b.	Input Interface. The unit shall have a minimum of 28 inputs.  Furnish a Detector Systems TLS-1-C1 interface cable for each controller cabinet to connect the unit to the output of the loop detector units.

The Municipality of Anchorage’s Signal Maintenance Section will install the interface cable in the controller cabinets under Item 660(26), Signal System Timing and Adjustments.

c.	Output Interface. Furnish all units with an RS-232 serial port that allows a user to download and upload directly between the unit and a personal computer using the Microsoft Windows NT operating system or the external dial-up multi-port modem.

d.	Software. Supply Microsoft Windows NT compatible software and user manuals with the unit that provides the operator an interface to the hardware. Furnish menu driven software that allows an operator to: 1) download to initialize the unit with its operating program and data collection parameters, 2) upload information from the unit (both stored data and real-time data) and 3) transfer a data file to a text file.

The operating program shall provide for month, day, day-of-week, hour, minute, and second information and allow sampling periods of 5, 15, 30, and 60 minutes.

- Traffic Management Communication System.  Furnish a software driven, multi-port modem system that provides communication between interconnected traffic controller assemblies and an off-site personal computer using the Microsoft Windows NT operating system. Supply all necessary parts and cabling that enables full duplex communications through an uncompressed baud range of 300 to 9600.  The modem system shall remain operational through a temperature range of –40 C to +40 C.

- ***deleted***

- Modems for traffic signal controller cabinets with telephone service.

- For each traffic signal controller cabinet with a telephone service, provide a dial-up, remote modem equipped with five

communication ports.  Furnish a modem with: four RS-232 serial ports, designed to interface between the traffic signal controller unit, the conflict monitor, the traffic logging system, and the emergency vehicle preemption system; and one port designed to allow communication to the lease-line master modem.  The modem shall be remotely addressable and able to switch between ports without hanging up.

- Install a lease line master modem designed to allow communications between the dial-up remote modem and lease-line remote modems located in downstream traffic signal controller cabinets.

- Modems for interconnected traffic signal controller cabinets without telephone service. In each downstream traffic signal controller cabinet, install a lease-line remote, modem equipped with four RS-232 serial ports.  The ports shall interface between the traffic signal controller unit, the conflict monitor, the traffic logging system, and the emergency vehicle preemption system.  The modem shall be remotely addressable and able to switch between ports without hanging up.

660-3.05 CONTROLLER CABINET.

- STANDARD FEATURES

c. 	Cabinet Wiring. Add the following to (1): Furnish all controller cabinets wired to accommodate five 4-channel inductive loop detector units and two 2-channel inductive loop detector units.

660-3.07 SHOP TESTS. In the second paragraph, change "6 weeks" to "2 weeks".

660-3.09 SIGNAL HEADS

Change the subsection titled “Optical Units.” to:  Incandescent Optical Units

Add the following subsection at the end of the Incandescent Optical Units subsection:

Light Emitting Diode Modules.

1.  	Definition

a.	200 mm and 300 mm indications for all traffic signals faces on this project shall utilize light emitting diode signal modules.

b.	Light emitting diode (LED) signal modules shall consist of an assembly that utilizes light emitting diodes as the light source in lieu of an incandescent lamp for use in traffic signal sections.

2. 	General.

a. 	LED signal modules shall be designed to be installed in the door frame of a standard traffic signal housing.  The lamp socket, reflector, reflector holder and lens used with an incandescent lamp shall not be used in a signal section in which a LED signal module is installed.

b.	LED signal modules shall be a sealed unit with two conductors for connecting to power, a printed circuit board, power supply, a lens and gasket, and shall be weather proof after installation and connection.  The circuit board and power supply shall be contained inside the module.

c. 	Conductors for modules shall be 1 meter in length, with quick disconnect terminals.

d.	The lens of the module shall be integral to the unit, shall be convex with a smooth outer surface and made of ultraviolet stabilized plastic or of glass.  The lens shall be capable of withstanding ultraviolet (direct sunlight) exposure for a minimum period of 5 years without exhibiting evidence of deterioration.

e.	The module shall be sealed in the door frame with a one-piece EPDM (ethylene propylene rubber) gasket.

f. 	The LEDs shall utilize AllnGaP technology and shall be the ultra bright type rated for 100,000 hours of continuous operation from –40°C to 74°C.  AlGaS LEDs will not be allowed.

g.	The failure of an individual LED in a string shall only result in the loss of that LED, not the entire string or indication.

h.	Furnish LED signal modules rated for a minimum useful life of 60 months. In addition, LED signal modules shall maintain not less than 85 percent of the standard light output values found in the ITE publication ST-008B, "Vehicle Traffic Control Signal Heads" (VTCSH ST-017). LED signal modules shall maintain this light output after 60 months of continuous use in a traffic signal operation over the temperature range of -40°C to +74°C.

3.  	Physical and Mechanical Requirements

a.	LED traffic signal modules shall be designed as retrofit replacements for existing optical units of signal lamps and shall not require special tools for installation.  LED signal modules shall fit into existing traffic signal section housings built to the VTCSH without modification to the housing.

b. 	Installation of a LED signal module shall only require the removal of the optical unit components, i.e, lens, lamp module, gaskets, and reflector; shall be weather tight and fit securely in the housing; and shall connect directly to electrical wiring.

LED Signal Module Lens.  The LED signal module shall be capable of replacing the optical unit.  The lens may be tinted or may use transparent film or materials with similar characteristics to enhance ON/OFF contrasts.  The use of tinting or other materials to enhance ON/OFF contrasts shall not affect chromaticity and shall be uniform across the face of the lens.

If a polymeric lens is used, a surface coating or chemical surface treatment shall be used to provide front surface abrasion resistance.

Environmental Requirements.  The LED signal module shall be rated for use in the operating temperature range of -40°C to +74°C.

The LED signal module shall be protected against dust and moisture intrusion per the requirements of NEMA Standard 250-1991 for Type 4 enclosures to protect all internal components.

The LED signal module lens shall be UV stabilized.

Construction.  The LED signal module shall be a single, self-contained device, not requiring on-site assembly for installation into an existing traffic signal housing.  The power supply for the LED signal module shall be integral to the unit.

Module Identification.  Each LED signal module shall have the manufacturer's name, trademark, and other necessary identification permanently marked on the back of the module.  Each individual LED signal module shall be identified for warranty purposes.

The following operating characteristics shall be identified: rated voltage, power consumption, and volt-ampere.

Each LED signal module shall have prominent and permanent vertical marking(s) for correct indexing and orientation within a signal housing.  The markings shall consist of an up arrow, or the word "UP" or "TOP".

4.  	Photometric Requirements.

a.	LED traffic signal modules shall meet at least 85 percent of the minimum VTCSH intensity requirements while operating throughout the operating temperature range of -40°C to +74°C.

b.	The minimum initial luminous intensity values for LED traffic signal modules shall be as defined in Section 11.04 of the VTCSH standard at 25°C.

c.	The measured chromaticity coordinates of LED signal modules shall conform to the chromaticity requirements of Section 8.04 and Figure 1 of the VTCSH standard.

5.  	Electrical

a.	LED signal modules shall operate from a 60 Hz ±3 Hz AC line over a voltage ranging from 80 volts to 135 volts. The LED circuitry shall prevent perceptible flicker over the voltage range specified above.  The fluctuations of line voltage shall have no visible effect on the luminous intensity of the indications.  Rated voltage for all measurements shall be 120 volts. The LED traffic signal lamp unit shall not be capable of functioning at less than 45 volts.

b.	 All wiring and terminal blocks shall meet the requirements of Section 13.02 of the VTCSH standard.  Two secured, color coded, 1 m long 600 V, 20 AWG minimum, jacketed wires, conforming to the National Electric Code, rated for service at +105°C, are to be provided for electrical connection for each LED signal module.

c.	The signal module on-board circuitry shall include voltage surge protection to withstand high-repetition noise transients as stated in Section 2.1.6 of NEMA Standard TS-2, 1992.

d.	LED signal modules shall be operationally compatible with currently used controller assemblies (solid state load switches, flashers, and conflict monitors).

e.	LED signal modules and associated on-board circuitry must meet Federal Communications Commission (FCC) Title 47, Subpart B, Section 15 regulations concerning the emission of electronic noise.

f.	The LED signal module shall provide a power factor of 0.90 or greater.

g.	Total harmonic distortion (current and voltage) induced into an AC power line by a LED signal module shall not exceed 20 percent.

6.  	Production Testing Requirements

a.	Each new LED traffic signal lamp unit shall be energized for a minimum of 24 hours at operating voltage and at a temperature of 600 C in order to cause any electronic infant mortality to occur, and to ensure electronic component reliability prior to shipment.

b.	After the burn-in procedure is completed, each LED traffic signal lamp unit shall be tested by the manufacturer for rated initial intensity at rated operating voltage.

7.  	Warranty

The manufacturer shall provide a written warranty against defects in materials and workmanship for the LED signal modules for a period of 60 months after installation of the modules.  Replacement modules shall be provided promptly after receipt of modules that have failed at no cost to the State or Municipality of Anchorage except cost of shipping of the failed modules.  Provide the Engineer with all warranty documentation prior to installation.  Deliver the replacement modules to the State maintenance station in Palmer, within five working days after notification.  The warranty does not include the costs associated with removing and reinstalling units that are replaced or repaired.

660-3.11 SIGNAL HEAD MOUNTING. Add the following: Remove all burrs from the inside and outside of all holes made to pass conductors through the walls of posts, poles, and mast arms to prevent scraping of the conductors.

Where 5-section vertical signal heads are side mounted on poles, install a steel conduit hanger on the vertical framework pipe, 150-mm down from the upper horizontal framework pipe.

660-3.13 PEDESTRIAN SIGNALS. Delete the first paragraph and replace it with the following Provide pedestrian signals with the international “HAND/WALKING PERSON” symbols. Furnish light emitting diode (LED) type pedestrian signal modules as specified in subsection 660-3.13A.  New pedestrian signals shall consist of Pedestrian LED Signal Modules installed in new housings and hardware.

Delete numbered subparagraphs 3. through 9.

Add the following subsection:

660-3.13a PEDESTRIAN LIGHT EMITTING DIODE PEDESTRIAN SIGNAL MODULES.

## 1. 	General

Furnish pedestrian LED traffic signal modules designed as a retrofit replacement for the message bearing surface of a 400 mm x 400-mm pedestrian traffic signal housing built to the PTCSI Standard.  Supply a message-bearing surface of the module with “HAND” and “WALKING PERSON” symbols that comply with ITE Pedestrian Traffic Control Signal Indications (PTCSI) standard for this symbol for a message-bearing surface of the size specified.  This message-bearing surface shall be designed so that it can be removed from the sealed unit for replacement without further damage to the module.

## 2.	Installation

a.	LED pedestrian signal modules shall be designed as retrofit replacements for the existing pedestrian signals (ICC 4090 and/or 4094).

b.	LED pedestrian signal modules shall not require special tools for installation.

c.	LED pedestrian signal modules shall fit into the existing traffic housings built to the PTCSI standard without any modification to the housing.

d.	LED pedestrian signal modules shall be weather tight, fit securely in the housing and shall connect directly to existing electrical wiring.

e.	Installation of a replacement LED module into the existing pedestrian housing shall only require removal of the existing optical unit components, i.e., lens, lamp, gaskets, and reflector.

f.	Each retrofit shall include all necessary components to complete conversion including a one-piece gasket.

g.	Each pedestrian module shall have a sticker attached stating compliance to the ITE Standard for color.

## 3.	LED Signal Lens

a.	The lens of the LED pedestrian signal modules shall be field replaceable.

b.	The lens of the LED pedestrian signal modules shall be polycarbonate UV stabilized and a minimum of 6 mm thick.

c.	The exterior of the lens of the LED pedestrian signal module shall be smooth and frosted to prevent sun phantom.

## 4.	LED Pedestrian Signal Module Construction

a.	The LED pedestrian signal module shall be a single, self-contained device, not requiring on-site assembly for installation into the existing traffic signal housing.

b.	All Portland Orange LEDs shall be “AllnGaP” technology or equal, and rated for 100,000 hours or more at +25C and 20 mA.  “AllnGaS” technology is not acceptable.

c.	Each individual LED traffic module shall be identified for warranty purposes with the manufacturer’s trade name, serial number and operating characteristics, i.e., rated voltage, power consumption, and volt-ampere.

## 5.	Environmental Requirements

a.	The LED pedestrian signal modules shall be rated for use in the ambient operating temperature range of -40C to +60C.

b.	The LED pedestrian signal modules, when properly installed with gasket, shall be protected against dust and moisture intrusion per requirements of NEMA Standard 250-1991, sections 4.7.2.1 and 4.7.3.2., for type 4 enclosures to protect all internal LED, electronic, and electrical components.

## 6.	Luminous Intensity

- Pedestrian LED signal modules shall be designed so, that when operated over the specified ambient temperature and voltage range, the signal shall attract the attention of, and be readable to, a viewer (both day and night) at all distances from 3 m to the full width of the area to be crossed.

b.	The luminous intensity of the LED pedestrian signal module shall not vary more than  10% for voltage range of 80 VAC to 135 VAC.

## 7.	Chromacity

The measured chromaticity coordinates of the LED signal modules shall conform to the chromaticity requirements of Section 5.3 and Figure C of PTCSI standard.

## 8.	Electrical

a.	The secured, color coded, 1 m long, 600V, 20 AWG minimum, jacketed wires, conforming to the National Electrical Code, rated for service at +105C, 12 mm stripped and tinned are to be provided for electrical connection.

b.	The LED pedestrian signal module shall operate from a 60  3Hz AC line over a voltage range of 80 VAC to 135 VAC.  Rated voltage for all measurements shall be 120  3 volts rms.

c.	The LED circuitry shall prevent perceptible flicker over the voltage range specified above.

d.	The LED pedestrian signal module circuitry shall include voltage surge protection against high-repetition noise transients as stated in Section 2.1.6, NEMA Standard TS-2, 1992.

e.	Catastrophic failure of one LED light source shall not result in the loss of more than the light from that one LED.

f.	The LED pedestrian module shall be operationally compatible with the currently used controller assemblies.  The LED pedestrian module shall be operationally compatible with conflict monitors.

g.	The LED pedestrian module including its circuitry must meet Federal Communications Commission (FCC) Title 47, Subpart B, Section 15 regulations concerning the emission of noise.

h.	The LED pedestrian module shall provide a power factor of .90 or greater over the operating voltage range and temperature range specified above for modules with 6 watts or more.

i.	Total harmonic distortion (current and voltage) induced into an AC power line by an LED pedestrian module shall not exceed 20% over the operating voltage range and temperature range specified above.

9.  	Production Testing Requirements

a.	Each new LED traffic signal lamp unit shall be energized for a minimum of 24 hours at operating voltage and at a temperature of 600 C in order to cause any electronic infant mortality to occur, and to ensure electronic component reliability prior to shipment.

b.	After the burn-in procedure is completed, each LED traffic signal lamp unit shall be tested by the manufacturer for rated initial intensity at rated operating voltage.

10.  	Warranty

The manufacturer shall provide a written warranty against defects in materials and workmanship for the LED signal modules for a period of 60 months after installation of the modules.  Replacement modules shall be provided promptly after receipt of modules that have failed at no cost to the State or Municipality of Anchorage except cost of shipping of the failed modules.  All warranty documentation shall be given to the Engineer prior to installation.  The replacement modules shall be delivered to the State maintenance station in Palmer, within five working days after notification. The warranty does not include the costs associated with removing and reinstalling units that are replaced or repaired.

660-3.16 LUMINAIRES. Add the following: Furnish high pressure sodium lamps with a rated life of 24,000 hours based on 10 hours per start.

The luminaire manufacturer shall furnish light fixtures free of substances (such as paint) that affect luminaire photometric performance.

Furnish luminaires that provide the uniformity specified (or better) in the arrangements listed on the plans.  Use a lighting program that calculates illumination levels according to the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8, dated 1983.  Furnish the Engineer with the manufacturer’s current electronic photometric data in Illuminating Engineering Society (I.E.S.) format to verify illumination levels and uniformity ratios.  If electronic data is unavailable, derive the illumination level at the dimmest point by straight-line interpolation between the isolux lines on the manufacturer’s current published photometric data charts. To calculate the uniformity ratio, divide the average illumination level by the illumination at the dimmest point.

Luminaire Type Definitions:

MC-3:	Mastarm Mounted Medium Cutoff, Type 3 as defined by the Illuminating Engineering Society (I.E.S.).

MS-3:	Mast-arm Mounted Semi Cutoff, Type 3 as defined by the Illuminating Engineering Society (I.E.S.).

Offset:	Pole top mounted luminaires designed to be offset between 6 and 15 meters from the edge of traveled way and angled between 30 and 50 degrees from the horizontal.

660-3.21 SALVAGING OR REUSING ELECTRICAL EQUIPMENT. Add the following: Transport all signal equipment, if any, from the project to the State of Alaska, Highway Maintenance Yard located in Palmer. Allow maintenance personnel to select the equipment they would like to salvage, and dispose of all remaining equipment. Contact Kurt Devon, Matsu District Superintendent, or Greg Beck, Electrician, at (907) 745-2159; provide one-week notice of the Contractor’s intent to deliver salvaged materials.

660-3.24 SIGNAL SYSTEM TIMING AND ADJUSTMENTS. Add the following subsection: The Engineer will use Municipality of Anchorage traffic signal maintenance personnel and the Department’s, Highway Maintenance Electrician to perform the following functions.  Functions consist of:

- Controller Cabinet Preparation.  Ship the traffic controller cabinet(s) and equipment to the Municipality of Anchorage Traffic Signal Maintenance lab at 3550 E. Tudor Road, Building C.  The Municipality will inspect cabinet wiring, burn in signal equipment, customize cabinets for desired operation and test in accordance with Subsection 660-3.07 Shop Tests.

- Loop Detector Wiring.  The Department’s Highway Maintenance Electrician will test and perform tie-down of all traffic loop detectors. Prepare the loop lead-in cables for tie-down, including labeling all paired conductors, stripping insulation and fitting conductor ends with termination connectors.

- Control Cable Wiring.  When an actively operating signal system is being modified, the Department’s Highway Maintenance Electrician will terminate all control cables within the traffic signal controller cabinet.  It shall be the Contractor’s responsibility to prepare the cables for termination.

- Timing Adjustments.  During the project, the Department’s Highway Maintenance Electrician may be required to adjust the system and intersection operational timing to accommodate project conditions.

- Interconnect Wiring.  The Department’s Highway Maintenance Electrician will splice, test and perform tie-down on all interconnect wiring.

660-5.01 BASIS OF PAYMENT. Add the following: The lump sum prices paid for the items included in the Contract includes full compensation for all work involved in furnishing and installing, assembling, modifying, and removing the components of the systems shown on the plans. This includes: completing all excavation to install foundations, conduits, and junction boxes, backfilling and compacting trenches, removing and replacing improvements, installing sumps under junction boxes, and pulling conductors. The lump sum prices paid also include full compensation for all work specified in the Standard Specifications and Special Provisions. This includes: getting all materials approved; preparing as-built plans, maintaining the electrical systems, adjusting junction boxes to grade, making all splices, labeling all conductors, completing all tests, and delivering salvaged electrical equipment.

The Engineer will pay Item 660(26), Signal System Timing and Adjustments, based on paid receipts plus 15 percent for authorized work performed by the Municipality of Anchorage. A directive will not be required to initiate payment for work performed under Item 660(26). Bear all costs of the Municipality re-testing equipment that fails to comply with the Plans and Specifications.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

660(1A)	Traffic Signal System Complete at	Lump Sum

Knik-Goose Bay Road

660(1B)	Traffic Signal System Complete at	Lump Sum

Parks Highway

660(7)	Temporary Signal System Complete at	Lump Sum

Parks Highway

660(26)	Signal System Timing and Adjustments	Contingent Sum

(3/31/00)R65M98

Add the following Section:

## SECTION 669

## AUTOMATED TRAFFIC RECORDERS

Special Provisions

669-1.01  DESCRIPTION. This work shall consist of furnishing and installing three automated traffic recorder stations.

An Automated Traffic Recorder (ATR) station is a vehicle detection system and may contain a traffic volume counter, an Automated Vehicle Classifier (AVC), a Weigh-In-Motion (WIM) system and/or other equipment.  ATRs are operated and maintained by personnel of the Highway Data Section (HDS); main office located at 2200 E. 42nd Ave., phone (907) 269-0876.

The simplest form of ATR is an Intermittent Volume Recorder (IVR), which consists of inductive loop sensors buried beneath the pavement in each traffic lane, with lead wires run to a type CBA1 cabinet at the side of the road.  Traffic volume information is collected by a portable, battery-operated traffic counter connected to the inductive loop wires. The traffic counter detects passage of vehicles and stores the data for later retrieval.

The locations of traffic detection sensors and cabinets, shown on the plans are approximate and the Engineer shall establish the exact locations in the field after consultation with the DOT/PF Highway Data Section.

A general description of the Automated Traffic Recorders on the project is as follows:

H1: Palmer-Wasilla Highway Extension Station 2+000, 20m right offset, a three-loop, one loop per lane, configuration, IVR, CBA1 cabinet, without electrical or telephone service.

H2: Palmer-Wasilla Highway Extension Station 3+560, 10m left offset, a two-loop, one loop per lane, configuration, IVR, CBA1 cabinet, without electrical or telephone service.

H3: Palmer-Wasilla Highway Extension Station 4+420, 10m left offset, a two-loop, one loop per lane, configuration, IVR, CBA1 cabinet, without electrical or telephone service.

669-1.02 REGULATIONS AND CODE.  All materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01 MATERIALS.  All materials provided shall be new, unless otherwise stated, and shall meet the following requirements:

A.	Wiring.  All wiring shall be in accordance with subsection 660-2.09, Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.  All wires and cables must be home run labeled in each junction box and cabinet; for example, W1SLA (for wire) and GaSLA (for cable) as shown on the plans.

B.	Conduit.  All conduits shall be in accordance with subsection 660-2.05, Conduit. All conduits, except for PVC conduit forming the inductive loops, shall be galvanized rigid metal. All grounding bushings shall be plastic-sleeved to minimize the potential for insulation damage during wire pulls.

C.	Junction Boxes.  All junction boxes shall be in accordance with subsection 660-2.06, Junction Boxes.  The covers of all junction boxes used for loops or sensor wires shall be labeled 'TRAFFIC'.  Junction boxes for 120V/240V electrical service shall be kept completely separate from junction boxes containing loop or sensor wiring.  The covers of all junction boxes used to provide electrical service to ATR installations shall be labeled 'ELECTRIC’.

D.	Terminal Blocks.  All terminal blocks shall have nickel, silver or cadmium plated brass binder-head screw terminals.  Terminal blocks shall be a barrier type, rated 600 VAC at 20 Amps, sized for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips.

E.	Inductive Loops.  All inductive loops shall be in accordance with subsection 660-2.08, Conductors.  Conductors used for detector inductive loops shall be UL listed as IMSA specification #51-5-1984 single conductor PVC nylon with tube jacket, type THHN, #14 AWG.

Multiple pair loop lead-in cable shall consist of twisted pairs of 18AWG stranded tinned copper wire.  Each twisted pair shall have its own 20AWG tinned copper drain wire.  An aluminum foil shield shall surround each individual bundle of twisted pair and drain wire.  Multiple pair loop lead-in cable shall have an overall PVC or PE outer jacket.

F	Style CBA1 Cabinets.  All cabinets shall meet or exceed a NEMA 3R rating.  All cabinets shall be third party certified as an assembly.  Style CBA1 cabinets shall meet the following requirements:

Cabinet Construction. The cabinet shall be sized as shown on the plans.  The cabinet and hinged door shall be constructed from sheet aluminum alloy, and shall be unpainted with a smooth exterior finish.  All welds shall be neatly formed and free of irregularities.  All inside and outside edges of the cabinet shall be free of burrs.  Cabinet shall be provided with aluminum mounting plate as shown on the plans.

- Pavement. Pavement materials shall meet the following requirements:

Asphalt Pavement. Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement for Asphalt Concrete, Type I and shall be approved by the Engineer.

Concrete Pavement. Materials used for concrete pavement shall conform to Section 501, Structural Concrete, and the amendments contained herein.

- Traffic Volume Counters. The Contractor shall supply and install separate traffic volume counting equipment at each Assembly H1, H2, and H3. The equipment shall have the capability of counting traffic in all lanes. The traffic volume counters shall be a PEEK brand units available from:

PEEK Traffic Inc.

1500 N. Washington Blvd

Sarasota, FL 34236

PH. (800) 245-7660

Fax (941) 365-0837

Each traffic volume counter shall include:

- ADR model 1000

- Built-in solar panel

- motherboard option

- 8 loop count capacity

- Rechargeable battery

- Battery charger

- PC laptop communications cable

- Loop detector cables

- User manual

669-3.01 CONSTRUCTION REQUIREMENTS.

- Wiring.  All wiring shall be installed in accordance with subsection 660-2.09, Wiring. All conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs.

- All unused pairs shall be properly terminated. At junction boxes, unused pairs shall be terminated within splices and labeled. At cabinets, unused pairs shall be terminated to a terminal block and labeled.

2.	All wiring shall have at least 0.6 meters of slack cable in each junction box and at least 1.8 meters of slack cable available in the equipment cabinet prior to the terminal block.

3.	All wiring shall be labeled in all junction boxes.

- Conduit. All conduits shall be installed in accordance with subsection 660-2.05, Conduit, or as indicated on the plans. Nylon pull cords shall be left in all conduits larger than 25 mm and in all spare conduits.  Drain holes shall be placed at the low points of all conduits. Plastic or plastic-sleeved bushings shall be in place before wire pulls are performed.

- Junction Boxes. All junction boxes shall be installed in accordance with subsection 660-2.06, Junction Boxes, or as indicated on the plans. Junction boxes used for ATR installations shall not contain any wiring of systems at or greater than 24 V or conduits carrying wiring of systems at or greater than 24 V.

- Terminal Blocks. Terminal blocks within cabinets shall be mounted so that all terminals are easily accessible from the front of the cabinet.  All terminal blocks and wire pairs shall be clearly labeled on the block.  All conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs.

- Inductive Loops.

- All inductive loops shall be installed and constructed in accordance with subsection 660-3.08, Installation Details, unless otherwise specified on the plans.

- The plans are not schematics; installation of the inductive loops shall closely conform to the location and layout of conduit runs shown in the plans

- Loop Dimensions.  Unless otherwise noted, inductive loops shall be formed of four turns of wire, and shall be 1.83 m square with plus-or-minus 25mm (± 25mm) tolerance.

- Loop Dimensions for On-Ramps and Off-Ramps.  Inductive loops in On-Ramps and Off-Ramps shall be formed of four turns of wire, and shall be rectangular 2.5 m wide and 2.0 m long with plus-or-minus 25mm (± 25mm) tolerance.

Inductive detector loops shall be centered in the traffic lane plus-or-minus 25mm (± 25mm) tolerance.

All lead-in conduits from edge of pavement to the inductive loops shall be straight and perpendicular to the center line of the road.

- Loops in Asphalt.

- Unless otherwise noted on the plans, all inductive loops in a lane shall be located 4.88m from leading edge to leading edge with plus-or-minus 25mm (± 25mm) tolerance.  All inductive loops located in adjacent lanes shall be aligned within plus-or-minus 25mm (± 25mm) tolerance.

- Loops In Existing Asphalt. All inductive loops installed through existing asphalt pavement shall be installed using full-lane-width cuts a minimum of 2.43m in length.  Inductive loops shall be centered in the 2.43m cut and spaced a minimum distance of 0.3 m from the edge of the cut. All edges of the cuts shall be heated and tack-coated during patching to ensure full adhesion. All full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from 'telegraphing' through the final lift asphalt.

Compaction tests shall be required at the discretion of the Project Engineer.

- Loops In New Asphalt. All loops installed in new asphalt paving shall be installed immediately prior to final paving of the particular section of road. Installation of loops after final lift paving shall not be permitted.

- Cabinets.

- All Cabinets shall be installed out of the clear zone and with the doors facing away from the road.

- All conduit entries for any aboveground enclosure shall be made through the bottom of the enclosure.  No conduit runs shall be cut through the sides or top of any aboveground enclosure.

- The Style CBA1 control cabinets shall be installed per subsection 660-3.08, Installation Details.

- The Style CBA1 cabinets shall be mounted on a 63mm perforated steel tube and supported with a sleeved concrete foundation as shown on the plans.

5.	Terminal blocks in CBA1 cabinets shall be mounted vertically as shown on the plans.

G.	Field Inspection. Before installation of conduit, wiring, inductive loops, or cabinets, the Contractor shall notify the Highway Data Section (HDS). Notification shall be given in writing, through the Project Engineer, a minimum of 3 working days prior to installation (excluding Saturday, Sunday and State or Federal Holidays). A representative of the HDS shall be present to approve the installation prior to final burial or encasement. Any unacceptable installations shall be corrected and re-inspected for completeness before to burial or encasement. Any burial or encasement without approval by the Engineer shall be uncovered, removed, and/or replaced at the Contractor's expense. Any expense or delay in the project scheduling will be the responsibility of the Contractor.

669-3.02 ACCEPTANCE TESTING. The Contractor shall perform acceptance testing on all ATR installations.

General Tests. All ATR installations shall have tests conducted in accordance with subsection 660-3.08, Installation Details.

669-3.05 DELIVERABLES. All deliverables shall be submitted to the Highway Data Section prior to final approval of the work or as otherwise called for herein.

- Materials Submittal.

- The Contractor shall provide a Materials Submittal of proposed equipment and materials for the ATR installations.  The Materials Submittal shall consist of three collated copies of an equipment and materials portfolio.  Each identical portfolio shall contain information of sufficient detail to determine the suitability of the equipment and materials proposed.

- Each portfolio shall include a table of contents listing each item's intended uses, item description, product name, manufacturer, model or part number and reference to associated information within the portfolio.

- The Materials Submittal shall include a detailed shop drawing of each equipment cabinet showing the location of all mounted components.

- The Materials Submittal shall be delivered for review and approval of the Highway Data Manager within thirty days following award of the contract.

- The State of Alaska will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

B.	As-Built Plans.

- The Contractor shall prepare four complete sets of as-built plans that will be current with the construction. These as-built plans shall detail all construction changes made to the ATR design and include the following information on the appropriate sheets:

- location and depth of all inductive loops, piezo sensors, conduit runs and scales.

- locations of all equipment cabinets and junction boxes.

- station and offset of all junction boxes

- Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation in a waterproof, clear plastic holder.

- Redlines of full size construction plans will be acceptable as-builts.

- Photographs.

- The Contractor shall provide photographic prints, 35 mm negatives and Kodak PhotoCD format CD ROMs documenting all sensor installations.

- Photographs, negatives and CD ROMs shall be delivered organized in one or more white colored, D-ring style, 3 ring binders with clear insert overlays on fronts and spines. Photographs and negatives will be mounted in archival quality polypropylene-pocketed sheets. CD ROMs will be placed in CD storage sheets inside the binders.

- The photographs shall be 127 mm x 178 mm color prints.

- Each photograph shall be labeled with the identification of its subject. ATR station and device designation as indicated on the plans will be used as identification whenever possible (example: H1 - W1NLA ).  Labels will be photographed with the subject and will be rendered large enough to be read with the unaided eye.

- The photographs shall show the inductive loops and conduit in place prior to covering with gravel and pavement for asphalt pavement sites, or prior to covering with epoxy compound for concrete pavement sites. The photographs shall include:

- two or more overall views of each ATR installation showing placement of the inductive loops.

- one or more views of each loop showing the loop and the conduit to the nearest junction box

- one or more views of each piezo sensor conduit showing the conduit to the nearest junction box

- detailed sequences of all scale installations from cutting of the scale pits to installation of the weighpads.

D.	Test Results. Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation. Tests will be conducted in accordance with subsection 660-3.08, Installation Details.

- Manuals. The Contractor shall provide to the Highway Data Manager all installation, repair and operation manuals for all Automated Traffic Recording equipment.

- Materials.

      - The Contractor shall provide to the Highway Data Manager any ATR equipment, sensors, and all epoxy grout remaining after installation.

      - The Contractor shall palletize the Deliverable Materials.

      - The Contractor shall group the contents of each pallet by like items.

      - The Contractor shall attatch to each pallet a sealed plastic pouch containing complete copies of all Material Safety Data Sheets that apply to the contents of that pallet.

The Contractor shall provide an itemized list of all Deliverable Materials. For each item, the list shall detail: Item description: including nature of the item, brand name, manufaturer name, model number, type number and serial number.

  - Item condition

  - Item quantity

5.	The contractor shall provide complete copies of all Material Safety Data Sheets that apply to the Deliverable Materials. The contractor shall attach these Material Safety Data Sheets after the last page of the Deliverable Materials list.

669-4.01 METHOD OF MEASUREMENT. The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder Installations as shown on the plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT. The contract unit bid price for all Automated Traffic Recorder installations shall be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

      - Backfill materials required will be paid for under their respective pay items.

      - Asphalt required will be paid for under a separate pay item.

Excavation, as-built plans and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder Installations.

All Type II and Type IA J-Boxes, 25-mm rigid conduit, and 75-mm rigid conduit associated with the Automated Traffic Recorders are subsidiary to the 669 items. Traffic Control required to install Automated Traffic Recorders is paid for under 643 items.

Twenty percent (20%) of the billings for Item 669(1) shall be withheld until all deliverables have been provided to the Engineer, as required, and approval of the deliverables by the Highway Data Section has been received in writing.  This is to ensure full compliance under this Section.

Payment will be made under:

Pay Item No.	Pay	Pay Unit

669(1)	Automated Traffic Recorders, H1, H2, H3	Lump Sum

SECTION 670

TRAFFIC MARKINGS

Special Provisions

670-3.01 CONSTRUCTION REQUIREMENTS.

4.	Methyl Methacrylate Markings. Delete the last sentence in the first paragraph and substitute the following: Do not apply striping to the new asphalt until the asphalt has cured at least 30 days and at the Engineer’s discretion.

Delete the first sentence in the fifth paragraph and substitute the following: Apply markings for lane lines, edge lines, Centerlines, and transverse markings (diagonals and chevrons) between exit gores at a thickness of 1.5 mm.

Delete the first sentence of the sixth paragraph and substitute the following: Apply transverse type Methyl Methacrylate pavement markings (exclusive of diagonals and chevrons between exit gores) at a thickness of 3 mm.  This includes crosswalks, stop bars, symbols and legend markings as well as gore borders on exit ramps. The markings shall have clear-cut edges, true and smooth alignment, and uniform film thickness.

Add the following:

Apply Methyl Methacrylate pavement markings using an ambient temperature curing, a two component Methyl Methacrylate system for application on either asphalt or Portland cement concrete surfaces. The material shall be free from defects or imperfections that might adversely affect the serviceability of the finished product. The Engineer can reject material that appears to be defective based on visual inspection. Do not use such rejected material in the work. The Engineer will make no payment for the material rejected by the Engineer.

Glass beads for the drop on application shall be those recommended in writing by the striping material manufacturer and as approved by the Engineer.

The Contractor shall complete test strips until the Contractor satisfies the Engineer with the finished thickness. The range of thickness may then vary by up to plus 15%.

Drop the beads from a mechanical dispenser mounted not more than 300 mm behind the spray nozzle.

The markings shall have clear-cut edges, true and smooth alignment, and uniform film thickness.  (6/7/00)R228M

SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.01 ASPHALT CEMENTS. Add the following sentence:  Performance Graded Asphalt Binder shall conform to the requirements of AASHTO MP1 and the additional properties defined by AASHTO T-53 and ASTM D5801 assigned to each grade.

Performance Graded Asphalt Cement

PG 52-28	PG 58-28	PG 64-28

Softening Point	(none)	49C	52C

AASHTO T-53

Toughness min.	(none)	12.4 N-m	12.4 N-m

ASTM D5801

Tenacity min.		(none)	8.5 N-m	8.5 N-m

ASTM D5801

SECTION 703

AGGREGATES

Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing by Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 25 mm | 100 |
| 19 mm | 70-100 |
| 9.5 mm | 50-79 |
| 4.75 mm | 35-58 |
| 2.36 mm | 20-47 |
| 0.600 mm | 10-26 |
| 0.300 mm | 6-19 |
| 0.075 mm | 0-6 |

(2/28/00)R117M

Standard Modifications

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.  Under Blended Aggregate, delete the last sentence and substitute: “Ensure that the fraction actually retained between any two consecutive sieves larger than the 0.150 mm is not less than 2% of the total." (06/25/99)M 82

703-2.07 SELECTED MATERIAL.  Replace the last sentence in both items 1. and 2. with the following: The percent passing the 0.075 mm sieve will be determined on minus 75 mm material. (06/25/99)M 82

Special Provisions

703-2.07 SELECTED MATERIAL. Replace the last sentence of item 1 with the following: The Engineer will determine percents passing on the minus 50-mm sieve. Selected Material Type A will be no larger than 50 mm in size.

SECTION 706

CONCRETE & PLASTIC PIPE

### Special Provisions

706-2.06 PLASTIC PIPE FOR SANITARY SEWERS.  Add the following at the end of this sub-section:

High Density Polyethylene (HDPE) SDR11, ASTM D3350 (Cell Classification 345434C)

HDPE fittings shall meet the same requirements as HDPE pipe.

HDPE pipe furnished with arctic insulation and 215 mm OD HDPE jacket shall meet the following additional requirements.  Heat trace channel shall be HDPE rectangular, 25.4 mm by 38.1 mm by 1.6 mm thick.  Arctic insulation shall be poured polyurethane foam, minimum density = 45 kg/cu m, minimum compressive strength = 240 kPa, maximum thermal conductivity K = 0.023 W/sq. m-K.  Exposed ends of arctic insulation shall be sealed with an elastomeric coating acceptable to the Engineer.  Arctic insulated HDPE pipe shall be fabricated in accordance with the most current specifications of the US Public Health Service for Alaska projects.

Submit manufacturer’s literature for HDPE pipe and fittings, HDPE jacket, heat trace channel, arctic insulation, and elastomeric coating, and insulation joint kit for the Engineer’s review and comment.

SECTION 707

METAL PIPE

### Special Provisions

    - WATER CONDUIT.  Delete the following:

Ductile iron	FSS WW-P-421D

Add the following:

### Ductile iron pipe (DIP)				Class 52 rubber gasketed bell-and-spigot joint pipe per AWWA C-151, with cement mortar lining per AWWA C-104

DIP mechanical joint fittings	2400 kPa pressure rating short body per AWWA C110, with cement mortar lining per AWWA C-104

DIP mechanical joint retainer glands	1720 kPa pressure rating, UL listed, ASTM A536-80, multiple thrust-restraint wedge design with twist-off nuts for correct torquing, “EBAA Megalug” or Engineer accepted equal

DIP standard rubber gaskets	AWWA C111

DIP field lock gaskets	1720 kPa pressure rating, UL listed, rubber with multiple vulcanized stainless steel locking segments, all subject to Engineer’s acceptance

Tapping sleeves for DIP	1380 kPa pressure rating, ductile iron ANSI Class 150 flange, 304 stainless steel shell, branch neck, armors, lifter bars, lugs, test plug assembly, bolts, and nuts, two rows of 16 mm teflon-coated NC bolts and heavy hex nuts with plastic lubricating washers, virgin SBR wrap-around pipe gasket per ASTM D 2000 MAA 410Z-90 (Z = 45 Durometer), virgin SBR flange gasket per ASTM D 2000 MAB 710-90 glued to flange face, “Romac SST” or Engineer accepted equal.

Steel casing pipe for railroad crossing	New ASTM A252 Grade 2, 241,000 kPa minimum yield stress, 762-mm diameter, 12.7-mm minimum wall thickness. Spiral weld pipe is not acceptable.

Carrier pipe casing spacers	Two piece centering-type, 711 mm outside diameter, constructed to fit 335 mm actual diameter DIP (300 mm nominal diameter), 200 mm minimum length, 304 stainless steel band, risers, nuts, bolts, and washers, 2.3 mm minimum thickness EDPM band liner, at least 4 each 50 mm wide glass filled polymer plastic runners, designed to support the buoyant force of empty carrier pipe that is completely submerged in water with a safety factor of 2 against damage to the spacer (assuming spacers at 2.4 m on center)

Submit manufacturer’s literature for ductile iron pipe, fittings, and appurtenances, tapping sleeves, steel casing pipe, and casing spacers for the Engineer’s review and comment.  Submit design calculations for casing spacer buoyant force resistance, stamped and signed by an Alaska Professional Engineer, for the Engineer’s review and comment.

Add the following new subsection:

707-2.07 SEWER CONDUIT.

### Ductile iron pipe (DIP)				Class 50 rubber gasketed bell-and-spigot joint pipe per AWWA C-151, with cement mortar lining per AWWA C-104

DIP mechanical joint fittings 	2400 kPa pressure rating short body mechanical joint per AWWA C110, with cement mortaring per AWWA C-104

DIP standard rubber gaskets 	AWWA C111

Submit manufacturer’s literature for ductile iron pipe, fittings, and appurtenances for the Engineer’s review and comment.

SECTION 708

# PAINTS

Special Provisions

708-2.01 PAINT FOR STEEL STRUCTURES.  Replace items 1-3 with the following:

The paint for steel members of pedestrian bridges shall conform to the requirements outlined below:

      - Primer.  The 1st coat shall be inorganic zinc primer with a minimum of 86% zinc in the dry film at 75 microns dry film thickness per coat.

      - Intermediate Coat.  The intermediate coat shall be epoxy at 100-150 microns dry film thickness.

      - Finish Coat.  The finish coat shall be Cobalt Blue acrylic aliphatic satin polyurethane at 75 microns dry film thickness over smooth surfaces.  Additional thickness may be required over rough surfaces for appearance.

Contractor to provide color submittals for Engineer approval.

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.10 GATE VALVES.  Delete the second paragraph and substitute the following:

Valves 75 mm to 300 mm.  Ductile iron body resilient seat valves, with rubber-encapsulated wedges, manufactured in accordance with the requirements of AWWA C515, with 1720 kPa maximum rated working pressure.  Valves shall be non-rising stem type with a triple O-ring stem seals.  Valves shall have a 50.8-mm square nut, and shall open counterclockwise.  Valves shall be coated inside and outside with fusion bonded epoxy.  Valves shall be UL-listed.  Valves shall have mechanical joint ends, except that hot tap valves shall have flange-by-mechanical joint.  Flanged valve ends shall be ANSI Class 150 drilling. Gate valves shall be “Mueller”, “American Flow Control”, or Engineer accepted equal.   Submit manufacturer’s literature for the Engineer’s review and comment.

712-2.12	HYDRANTS.  In the second sentence of the first paragraph, delete the words “125 mm”, and substitute the following words: “133 mm”

Insert the following sentence after the first sentence of the fourth paragraph:

All hydrants shall be furnished with minimum 3.05 m deep lower barrels, that will allow a minimum of 3.1 m of bury over the top of hydrant leg piping.

Insert the following paragraphs at the end of this subsection:

All hydrants shall be L-base single pumper type with 150-mm mechanical joint base connections.  All hydrant main valves shall open counterclockwise.  Hydrant main valves shall be of the compression type, where water pressure holds the main valve closed, permitting easy maintenance or repair of the entire barrel assembly from above the ground without the need of a water shut-off.

All fire hydrants shall be furnished with a breakaway traffic flange, which allows both barrel and stem to break clean upon impact from any angle.  Traffic flange design must be such that repair and replacement can be accomplished above ground.

All hydrants shall be non-draining (drain plug installed).

Operating and nozzle nuts shall be pentagon shaped with 38.1 mm point-to-flat measurements.

Hose nozzle threading shall be in conformance with NFPA #194 for National (America) Standard Fire Hose Coupling Screw Threads.

All hydrants shall be furnished with chains that attach hose and pumper connection caps to hydrant bodies.

Fire hydrants shall be “Mueller”, “American Darling”, or Engineer accepted equal. Submit manufacturer’s literature for fire hydrants for the Engineer’s review and comment.

712-2.17 METHYLMETHACRYLATE PAVEMENT MARKINGS. Add the following subsection:

Performance Properties: Add the following:

Adhesion: To Portland Cement, minimum 13.8 MegaPa, to asphalt, dependent on tensile failure of the substrate.

(7/28/99)R221M98

SECTION 724

SEED

Standard Modifications

724-2.02 MATERIALS Delete this Subsection in its entirety and substitute the following:

Meet applicable requirements of the State of Alaska Seed Regulations, 11 AAC 34, Article 1 and Article 4.

Furnish “certified seed” or 4 signed copies of a report certifying that each lot of seed has been tested by an approved laboratory within 9 months of date of application. Include: name and address of laboratory, date of test, lot number for each kind of seed, and results of test as to name, percentages of purity and germination, and percentage of weed content for each kind of seed furnished.

Meet or exceed the percentages of sproutable seed specified in Table 724-1.

Special Provisions

TABLE 724-1

SEED REQUIREMENTS

Schedule A - Native Seed 	GERMINATION			GERMINATION

### NAME	PERIOD	PURITY		RATE

Arctared Fescue

(Festuca rubra)	14 days 	95%		80%

Crimson Clover

(Trifolium incarnatum)	14 days	95%		80%

Purple Clover

(Trifolium pratense)	14 days	95%		80%

Annual Ryegrass

(Lolium spp.)	10 days 	85%		80%

Forget-me-not

(Myosotis alpestris)	12 days	85%		85%

Lupine

(Lupinus perennis)	16 days	95%		70%

Nootka Lupine

(Lupinus nootkatensis)	14 days	85%		75%

Shasta Daisy

(Chrysantheum maximum)	14 days	85%		85%

Siberian Aster

(Aster sibiricus)	14 days	85%		80%

Western Columbine

(Aquilegia formosa)	14 days	85%		85%

Northern Yarrow

(Achillea borealis)	14 days	85%		85%

TABLE 724-2

SEED REQUIREMENTS

Schedule B – Native grass seed 	GERMINATION 	GERMINATION

### NAME	PERIOD	PURITY	RATE

Slender Wheatgrass

(Agropyron trachycaulum)	14 days	90%		85%

Yellow Sweet Clover

(Melilotus officinalis)	14 days	95%		80%

Annual Ryegrass

(Lolium spp.)	10 days	90%		90%

Schedule C – Wetland grass seed

GERMINATION          		GERMINATION

### NAME	PERIOD	PURITY			RATE

Egan American Sloughgrass

(Beckmania syzigachne)	14 days		90%	75%

Bering Hair Grass

(Deschampsia beringensis)	14 days		95%	75%

Alyeska Polargrass

(Arctagrostis latifolia "Alyeska")	14 days		95%	75%

Arctared Red Fescue

(Festuca rubra "Arctared”)	14 days		95%	80%

Annual Rye Grass

(Lolium spp.)		10 days		95%		90%

SECTION 726

TOPSOIL

Special Provisions

726-2.01 TOPSOIL. Replace item (2.) with the following:

2.	Topsoil shall contain not less than 5 percent and no greater than 15 percent organic matter by dry weight as determined by ATM T-6.

Replace Item No. 3 with the following:

TABLE 726-1

TOPSOIL REQUIREMENTS

| REQUIREMENT | CLASS A | CLASS B |
| --- | --- | --- |
| Sieve Designation | Percent Passing by Weight |  |  |
| 75 mm | - | 100 |
| 12.5 mm | 100 | - |
| 4.75 mm | 95-100 | 75-100 |
| 1.18 mm | 64-90 | 50-95 |
| 75 μm | 30-60 | 20-80 |
| Organic Content* | 5% - 15% | 5% minimum |
| Limestone | 3.4 Mg/hectare | - |

*	Determined by loss on ignition of an oven dried sample in accordance with ATM T-6

(11/12/98)R139M

Replace the first paragraph after item 3 with the following: The Contractor shall submit to the Engineer, 10 working days prior to final placement, a soil analysis for particle size, nutrient content and organic content, before any topsoil shall be accepted for this project. The Engineer may test the topsoil at any time to verify compliance with the topsoil analysis.  If the supplied topsoil does not meet specifications in this section, the Contractor shall supply new topsoil of a quality required to meet the section standards.

SECTION 727

SOIL STABILIZATION MATERIAL

Special Provisions

727-2.01 MULCH. Delete numbered item 1. in its entirety and substitute the following:

1.	Virgin/Recycled Wood Fiber Recycled Paper (“wood cellulose”) Mulch, or a Blend of Virgin/Recycled Wood Fiber with Recycled Paper Mulch. Blended mulch may contain up to 50%-recycled paper.  The mulch shall meet the following requirements:

a.	Contains no growth or germination inhibiting factors.

b.	Will remain in uniform suspension in water under agitation and will blend with grass seed, fertilizer and other additives to form a homogeneous slurry.

c.	Mulch can be applied uniformly on the soil surface.

d.	Will not create a hard crust upon drying and have moisture absorption and retention properties and the ability to hold grass seed in contact with the soil.

e.	Dyed a suitable color to facilitate inspection of its placement.

Ship the mulch material in packages of uniform weight (plus or minus 5%) and bear the name of the manufacturer and the air-dry weight content.

Use a commercial tackifier on all areas steeper than 3:1.  Use the amount recommended by the manufacturer.

(8/19/99)R206M98

727-2.02 MATTING.

Add the following:

6.	Landscape Fabric.

Shall meet the following:

Properties:	Test Method:

0.06 kg/Sq.meter.	ASTM D-3776

75# Grab Tensile	ASTM D-4632

400# Modulus @ 10% Elongation	ASTM D-4632

60% Elongation at Break      	ASTM D-4632

30# Trap Tear	ASTM D-4533

518 kPa Mullen Burst Strength	ASTM D-3786

20# Puncture Strength	ASTM D-4833

.03 x 10 cu.cm/sec coefficient of permeability	ASTM D-4491

SECTION 729

GEOTEXTILES

Special Provisions

729-2.01 Embankment Separation and Reinforcement.  Under 1. Separation, replace ‘(medium survivability)’ with: ‘(Class 3)’.  Under 2.  Reinforcement, replace ‘Separation (high survivability)’ with:  ‘Stabilization’.

729-2.02 Subsurface Drainage and Erosion Control.  Under 2. Erosion control, replace “0.1 sec-1” with “0.5 sec -1”.

729-2.04 Sediment Control.  Replace ‘Meet AASHTO M 288 for Sediment Control’ with:  ‘Meet AASHTO M 288 for Temporary Silt Fence’.

APPENDIX A

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS

#### APPENDIX C

MATERIALS CERTIFICATION LIST