SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available as follows:

Copies and reproduction information for the computations are available in the Plans Room, 4111 Aviation Avenue, Anchorage, (907) 266-1674.

Copies of the materials site report, entitled "Anchorage Regional Landfill, May 1989", bridge foundation report entitled "North Eagle River Interchange Foundation Report, May 1987", and geotechnical report, entitled "North Eagle River Interchange, Geotechnical Recommendations", are available in the Plans Room, 4111 Aviation Avenue,  Anchorage, (907) 266-1674.

Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Regional Utilities Engineer, 4111 Aviation Avenue, Anchorage, (907) 266-1531.

An Environmental Document and Reevaluation addressing concerns and environmental commitments has been approved and is available for review in the office of the Regional Environmental Coordinator, 4111 Aviation Avenue, Anchorage, (907) 266-1508.

The data shown in the above are for information only.  It is expressly understood that the Department will not be responsible for any deduction, interpretation or conclusion drawn by the Bidder.  This material is made available so that the Bidder may have access to the same information as the Department.

All technical questions shall be directed to Mr. John J. Burkholder, Design Project Manager, 4111 Aviation Avenue, Anchorage, (907) 266-1504.  Normal office hours are 7:30 AM to 11:30 AM and 12:30 PM to 4:00 PM.

PART 4

STANDARD MODIFICATIONS AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Special Provisions

101-1.27  Holidays.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's. Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(9/1/89)

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph.  (5/12/89)

Special Provisions

102-1.01  Qualification of Bidders. Add the following:  The bidder, by signing the proposal and under penalty of perjury under the laws of the United States, certifies that, except as may be noted on the proposal, the bidding firm or any person associated therewith is not currently under suspension, debarment, voluntary exclusion, or determination of ineligibility by any federal agency; has not been suspended, debarred, voluntarily excluded or determined ineligible by any federal agency within the past 3 years; does not have a proposed debarment pending; and has not been indicted, convicted, or had a civil judgement rendered against (it) by a court of competent jurisdiction in any matter involving fraud or official misconduct within the past 3 years.

Exceptions to the above shall be noted by the bidder on the proposal or on an attachment thereto.

Exceptions will not necessarily result in denial of award, but will be considered in determining bidder responsibility.  For any exception noted, indicate to whom it applies, initiating agency, and dates of

action.  Providing false information may result in criminal prosecution or administrative sanctions.  (03/18/88)

102-1.06  Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07  Non-Responsive Proposals.  Delete numbered subsection 3. in its entirety and substitute the following:  3.  If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a limit on the maximum gross amount of awards acceptable to any one bidder at any one bid letting, provided that any selection of awards will be made by the Department.

Standard Modifications

102-1.07  Non-Responsive Proposals.  Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)

102-1.12  Addenda  Requirements.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  Consideration of Proposals.  Add the following:  The apparent low bidder shall, within 5 working days following the bid opening, submit either a list of all firms with which the prime Contractor intends to execute subcontracts for the performance of the contract or a statement that the bidder intends to perform the work without subcontractors.  The list shall include the following information for each proposed subcontractor:

1.	name,

2.	business address,

3.	Alaska business license number,

4.	Contractor's registration number of each 		proposed subcontractor,

5.	the work to be performed, and

6.	the approximate dollar amount of the work to be performed.

If the apparent low bidder fails to submit either a list of subcontractors or a statement that the bidder intends to perform the work without subcontractors, the apparent low bidder will be found not to be a responsible bidder and may be required to forfeit the bid security.  The Department will then consider the next lowest bidder for the award of the contract.

If the apparent low bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess  of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department; or

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18;

2.	files for bankruptcy or becomes insolvent;

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith;

4.	fails to obtain bonding;

5.	fails to obtain insurance acceptable to the Department;

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed;

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements;

8.	refuses to agree or abide with the bidder's labor agreement; or

9.	is determined by the Contracting Officer not to be responsible.

(9/1/90)

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  Changes.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)

Special Provisions

104-1.02  Changes.  Delete the first three paragraphs and substitute the following:  The Engineer reserves the right to make, in writing, at any time during the work, such changes in quantities and such alterations in the work as are necessary to satisfactorily complete the project.  Such changes in quantities and alterations shall not invalidate the contract nor release the surety, and the Contractor agrees to perform the work as altered.

If the alterations or changes in quantities significantly change the character of the work under the contract, whether or not changed by any such different quantities or alterations, an adjustment, excluding loss of anticipated profits, will be made to the contract.  The basis for the adjustment shall be agreed upon prior to the performance of the work.  If a basis cannot be agreed upon, then an adjustment will be made either for or against the Contractor in such amount as the Engineer may determine to be fair and equitable.

If the alterations or changes in quantities do not significantly change the character of the work to be performed under the contract, the altered work will be paid for as provided elsewhere in the contract.

The term "significant change" shall be construed to apply only to the following circumstances:

1.	When the character of the work as altered differs materially in kind or nature from that involved or included in the original proposed construction, or

2.	When a major item of work, as defined elsewhere in the contract, is increased in excess of 125 percent or decreased below 75 percent of the original contract quantity.  Any allowance for an increase in quantity shall apply only to that portion in excess of 125 percent of original contract item quantity, or in case of a decrease below 75 percent, to the actual amount of work performed.  (4/13/89)

104-1.03  Differing Site Conditions.  Delete in its entirety and substitute the following:  During the progress of the work, if subsurface or latent physical conditions are encountered at the site differing materially from those indicated in the contract or if unknown physical conditions of an unusual nature, differing materially from those ordinarily encountered and generally recognized as inherent in the work provided for in the contract, are encountered at the site, the party discovering such conditions shall promptly notify the other party in writing of the specific differing conditions before they are disturbed and before the affected work is performed.

Upon written notification, the Engineer will investigate the conditions, and if he determines that the conditions materially differ and cause an increase or decrease in the cost or time required for the performance of any work under the contract, an adjustment, excluding loss of anticipated profits, will be made and the contract modified in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment which results in a benefit to the Contractor will be allowed unless the Contractor has provided the required written notice.  (4/13/89)

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.  ( 05/14/85)

Special Provisions

105-1.06  Cooperation With Utilities.  Add the following:  The Contractor shall request locates from all the Utilities having facilities in the area.  Their telephone numbers are as follows:Ag

Anchorage Telephone Utility               278-3121

Anchorage Water and Wastewater Utility    278-3121

Chugach Electric Association              278-3121

DOT/PF Maintenance & Operations           333-2411

ENSTAR Natural Gas Company                278-3121

Prime Cable Television                    278-3121

Municipal Light and Power                 278-3121

Municipal Traffic Operations              278-3121

Matanuska Electric Association, Inc.      694-2161

Matanuska Telephone Association, Inc.     694-3121

Eklutna, Inc.                             276-5701

Alaska Power Admin./Eklutna Project       745-3931

Alascom                                   264-8465

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits.  The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Prior to the relocation of the utility's facilities, construction stakes by the Contractor in the areas of utility conflicts may be required.  The Utility requesting the stakes, through the Engineer, shall be given two (2) weeks advance notice when the area will be staked.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  Also, the Utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

(7/1/90)

105-1.12  Load Restrictions.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless allowed for use by an approved Traffic Control Plan.  (2/7/89)

Add the following:  Overload and oversize permits will be issued to move the prestressed concrete girders between the Port of Anchorage and the job site.  No overload may cross the Ship Creek Bridge, Bridge No. 417.  Any permit will be subject to the following limitations:

Maximum Single Axle Load          30,000 lbs.

Maximum Tandem Axle Load          70,000 lbs.

Maximum Triple Axle Load          90,000 lbs.

Maximum Four Axle Load           105,000 lbs.

Minimum Spacing of Axle Groups   20 feet c. to c. axle  Minimum Spacing within Group      4 feet c. to c. axles

Maximum Vehicle Speed on

any Structure                   3 mph

The maximum axle loads tabulated above are applicable to hauling equipment with fixed axles only; variable load suspension (VLS) axles shall not be considered part of an axle group for purposes of this specification.

Vehicles shall cross structures at a constant speed, centered on the roadway, and with no shifting of gears.  Whenever the load exceeds 80,000 pounds, the vehicle shall be preceded by a walking flagger when crossing structures.

This overload allowance shall not apply to the transportation of construction materials other than prestressed concrete girder sections.

All overload permits are subject to seasonal load restrictions.

Routing shall be as prescribed by the permit officer, 1-(800) 478-7636 or (907) 345-7750.

Alternate axle configurations and loading which may reduce the overload movement restrictions and conditions are subject to individual review and analysis by the permit officer.

105-1.13  Maintenance During Construction.  Add the following:  During the construction season and prior to winter shutdowns, the Contractor shall monitor and clean all storm drain sumps and petroleum separator manholes.  This monitoring and maintenance of the systems effectiveness will not be paid for directly but will be considered a required responsibility of the Contractor under Sections 603, Culverts and Storm Drains, and 604, Manholes, Inlets and Catch Basins.  (9/1/89)

105-1.15  Project Completion.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work scheduled under subsection 618-3.04, Maintenance of Seeded Areas and subsection 621-3.04, Period of Establishment, a letter of project completion will be issued by the Engineer.

Standard Modifications

105-1.17  Claims for Adjustment and Disputes.  Add the following after the ninth paragraph:  The Contractor shall certify that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.  (5/12/89)

Special Provisions

105-1.17  Claims for Adjustment and Disputes.  Add the following:  Legal actions will be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/29/87)

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel products which are to be incorporated into the work shall be produced in the United States except that minor amounts of steel products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (.1 percent) of the total contract cost, or $2500, whichever is greater.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel products into the project.  (11/9/84)

106-1.02  Local Material Sources.  General.  Add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)

Add the following to Item 3., Designated Sources:  A portion of the following material site is available for use in obtaining Selected Material Types A, B and C on this project.  Aggregate for Crushed Aggregate Base Course and Asphalt Concrete, Type IIA shall be Contractor furnished.  The State Historical Preservation Office has found this site devoid of significant cultural resources.  Field investigation and sampling data are contained in a materials report entitled "Materials Site Report, Anchorage Regional Landfill, May 1989".  A plan sheet depicting the portion of the site that is available for use on this project is included in the plan sheets.

M.S. 42-1-047-1		Anchorage Regional Landfill at MP 11.5 Glenn Highway (Hiland Road exit).

This material site is on property owned and controlled by the Municipality of Anchorage.  The following guidelines pertain to the development and use of this site for materials extraction for the subject project:

MATERIAL SOURCE

DEVELOPMENT PLAN/MINING PLAN

FOR M.S. 42-1-047-1

A.		DEFINITIONS

1)	THE DEVELOPMENT PLAN describes the general guidelines to be used in site planning, along with use stipulations that apply to differing types of sites as applicable.

2)	THE MINING PLAN is a site and project specific sketch map and narrative that conforms to the development plan guidelines and conditions, and which is prepared and submitted by the Contractor to the Engineer prior to site use.

B.	DEVELOPMENT PLAN GUIDELINES

1)	OBJECTIVES.

a)	Site management to eliminate or minimize unauthorized uses, including dumping of waste, discharge of firearms, and unauthorized removal of materials.

b)	Minimum disturbance to the public and to adjacent lands and resources during site operation.

c)	Minimizing soil erosion and air or water pollution.

d)	Final site conditions adaptable to Anchorage Regional Landfill development, multipurpose utilization, specific wildlife enhancement or minimum deviation from surroundings.

2)	AESTHETICS.  Consideration must be given to all aesthetic values in the planning of site extraction and production operations, including associated roads and facilities.

a)	The location, size, shape, and depth of excavation will be considered to the extent that these factors create a visual impact related to the traveling public's angle of view, distance to view, and duration of view.

b)	Mitigating measures incorporated in site design will include the use of vegetation screens and existing landforms to eliminate or modify visual impact to the traveling public when practicable.

c)	Upland and quarry sites may be visible for several miles; therefore, the visual impact on the surroundings must be considered.  For instance, all attempts should be made to avoid ridge line or rectangular dimensions for excavations or clearings.

d)	When sites are located in areas of high scenic value, final site boundaries will be irregular and blend into land contours to approximate natural features as closely as is feasible.

3)	SURVEY MONUMENTS.  The Contractor shall mark and protect all survey monuments within or near the site against destruction, obliteration, or damage during the life of this contract.  If any public land monuments, or corners, or accessories, including but not limited to, U.S. Coast and Geodetic, U.S. Geological Survey, Bureau of Land Management survey monuments, and/or Landfill Property survey monuments, are destroyed, obliterated, or damaged, the Contractor, by utilization of a registered land surveyor, shall reestablish or restore the monuments, corners or accessories using surveying procedures in accordance with the Department's "Contruction Survey Requirements", dated June, 1987,  and shall record such survey in the appropriate records.

4)	AREA AVAILABLE FOR EXCAVATION.  Area 5B is available for use in producing Selected Material, Type A.  Selected Material, Type B and C is available from Area 1.  A map of the Material Site is contained in the drawings.  These areas shall be available for exclusive use by the Contractor until the following dates:

Area 1  - Until September 1, 1991

Area 5B - Until October 1, 1992

5)	UTILITIES.  There are several existing underground utilities located to the west of the proposed excavation sites.  The approximate location of these utilities is shown on the materials site detail sheet in the plans.  The Contractor shall request utility locates in accordance with subsection 105-1.06, Cooperation with Utilities, and avoid disturbing these utilities.  Should the Alascom cable service be disrupted, Alascom charges $21,000 per minute for the interrupted service.

6)	GROUNDWATER MONITORING.  There are groundwater monitoring wells in or near the areas designated for mining.  These wells and the access to them shall not be disturbed.

7)	VEGETATION SCREENS AND BUFFER AREAS.

a)	A 100 foot vegetation screen of undisturbed land (with the exception of access roads) will be maintained between site clearing or excavation, and any public road or navigable waterbodies.

b)	A 100 foot diameter undisturbed buffer will be maintained around any existing structures on the site, such as telephone or power line supports.

c)	A 50 foot undisturbed buffer shall be maintained adjacent to any permanent streams or site boundaries not adjacent to roads or navigable waterbodies, with the exception of sites situated on flood plains or submerged lands or sites requiring drainage ditches or connections to waterbodies, such as sites developed in connection with fishery enhancement purposes.

8)	CULTURAL/ARCHAEOLOGICAL.  Reasonable measures shall be taken to avoid destroying, damaging, or removing paleontological, historical, or archaeological sites or artifacts.  In the event that objects of historic or scientific interest, or antiquities are discovered on the land they will be left intact and immediately brought to the attention of the Engineer, and operations upon that portion of the site shall cease.

9)	FIRE SUPPRESSION.  The Contractor shall take all reasonable steps to prevent and suppress forest, brush, grass, or tundra fires on the site and in its vicinity.

10)	ACCESS ROADS.  Access into the site will be on the existing access roads into the Anchorage Regional Landfill (ARL) subject to approval of the MOA Department of Solid Waste Services..  Contractor shall be aware that the general public has the right of way at public intersections within the ARL during landfill operating hours, and that waste hauling vehicles and possibly other gravel hauling vehicles will be using the interior access roads.  Signage shall be installed to warn traffic from all directions at any intersections.  The speed limit within the landfill boundaries is 20 miles per hour.  If the Contractor's trucks exceed this limit, all hauling will immediately cease until the issue is resolved to the satisfaction of the MOA Department of Solid Waste Services.

The Contractor shall maintain the haul roads used for the project, and control and clean up any spillage from trucks.  During dry conditions, dust along the access routes shall be controlled by water trucks or by the application of calcium chloride.  Watering or application of calcium chloride will not be paid for directly, but will be subsidiary to the Borrow item being hauled.  The Contractor shall be aware that the alignment of existing interior haul roads is subject to change due to landfill operations.

Operating hours of the ARL are Monday to Friday 7:30 am to 5:00 pm, Saturday 8:00 am to 5:00 pm.  Contractor shall provide a flagman at the entrance gate for security reasons during hauling operations outside the landfill operating hours.

Contractor shall be aware that a separate haul contract may be in operation by a Municipality of Anchorage MOA) Contractor.  The excavation areas will not conflict, but gravel hauling vehicles may be operating during overlapping times and over the same access roads.  The Contractor shall coordinate with the MOA and their Contractor to mitigate any potential conflicts.

11)	TIMBER.  All trees, snags, and other woody material cut in connection with clearing operations shall be felled into the permit area.  All trees, snags, or other woody material cut in connection with clearing operations shall be cut so that the resulting stumps shall not be higher than six inches measured from the ground on the uphill side.  All material cleared shall be removed from the landfill property.

12)	OVERBURDEN.  Overburden will be cleared only to the extent necessary to provide specific project quantities and stripped overburden will be removed from the site and may be placed in the disposal area identified in subsection 203-3.06, Disposal Areas.  Pushing overburden  into standing timber or drainage courses is not authorized.

13)	SLOPES.  The site will be excavated leaving side slopes of 3:1 along the north side of Area 1 and 2:1 or flatter for all other areas. All excavated surfaces shall be dressed to smooth contours.  All excavation shall proceed toward non-expandable slopes.  The excavation of the sides of the pit shall be done in such a way that at no time will backfilling be required in order to meet the final 2:1 slope stipulations.  Excavated slopes suitable for future site expansions shall not be rehabilitated until site expansion is completed.

14)	REJECT MATERIALS.  Reject materials shall be removed from the site.  No materials less than 10-inches in diameter (except for overburden and designated waste or unusable materials) shall be rejected unless specifically authorized by the Engineer.

15)	SITE FACILITIES.  Any site facilities required will not be paid for directly, but will be subsidiary to the Borrow pay items.

a)	The Contractor shall provide portable sanitation facilities.  The Contractor may also install a trailer or mobile home for an office or night watchman's use.  If a trailer or mobile home is provided for a night watchman, provisions must be made for sanitary waste and garbage disposal.  If the Contractor constructs any camp on the land, such location shall be indicated on the mining plan and approved by the Engineer, and such Engineer shall have authority to require that said camp be kept in a neat and sanitary condition.

The Contractor(s) may leave equipment on the site until completion of project utilization with the understanding that the Department does not accept any responsibility for theft or damage.

b)	No garbage or trash generated during site use will be buried or disposed of within the site.

c)	If a wash plant is to be located on the site, in accordance with the Contractor's mining plan, sediment settling basins shall be constructed to permit the removal of silt prior to runoff entering any water bodies.  Sediments shall not be released in any lake or water drainage in such concentrations as would exceed acceptable water standards.

d)	Petroleum product storage tanks shall be surrounded by berms of sufficient volume to contain 150 percent of the total volume of the tank and have an impervious liner within the berm and under the tank.  Measures must be taken during equipment servicing to prevent any petroleum products from spilling on the ground.  Said storage tanks and liner shall be removed and the containment berm shall be graded to conform with the Site floor upon completion of the project.

e)	Crushers, asphalt hot plants, or other processing facilities may be located on the site in accordance with the Contractor's mining plan and must be operated in such a manner that no local, state, or federal laws, regulations, and guidelines are violated.

f)	No construction materials shall be stored in the site unless directly associated with the site operation or production of aggregate products for use on this project.

16)	EMISSIONS.  Emissions from pumps, motors, equipment, installations, and burning material must meet the air quality standards of the United States Public Health Service and the State of Alaska.  All burning shall meet the requirements of all applicable State and Federal laws and regulations and shall be used with maximum precautions to prevent forest and tundra fires.  After burning, unconsumed material shall be disposed of in a manner approved in advance by the Engineer.

17)	EXPLOSIVES.  No blasting materials, blasting caps, and related materials may be stored on Site.  If blasting is required, no blasting will be permitted within one-quarter mile of streams or lakes, without a permit from the Alaska Department of Fish and Game.  Personnel engaged in blasting activities shall be licensed by the State for these purposes and shall observe all applicable laws and regulations.  Prior to blasting, a minimum of 24 hours written notice shall be given to the MOA Department of Solid Waste Services.

18)	PETROLEUM PRODUCTS.  In addition to 15d, petroleum spills of any size will be reported immediately to the Engineer.  Waste petroleum products shall be removed from the material site and disposed elsewhere.

19)	USE OF MATERIALS.

a)	The site is available for the Contractor's usage in the production of borrow. If the Contractor elects to utilize this site, he shall abide by the stipulations of the development and mining plans.

b)	The Contractor shall not remove material of any kind or quality other than that needed for use on this project.

c)	Should the Contractor decide to use the site, it is his option to conduct further investigations to determine the suitability of the site for the project quality and volume requirements.  The Contractor should contact Mr. Bill Kryger with the Department of Solid Waste Services, MOA, (907) 561-1906, to arrange for access to the site.

d)	All stones less than 10-inches in diameter shall be incorporated into the project as embankment or other product as directed by the Engineer.

e)	If the Contractor elects to use site 5B for the production of crushed aggregate, the quality and quantity of borrow type A, crushed aggregate or asphalt concrete aggregate may not be sufficient to meet project requirements.  There are zones of material that do not meet contract specifications for Plastic Index and may not be suitable for use as crushed aggregate base course or asphalt concrete aggregate.

20)	HAZARDS.  The site shall be operated in a manner that is not hazardous to humans or to wildlife.

21)	SITE CLEAN-UP.  All site clean-up shall be performed and all Contractor's equipment shall be removed from the site within 30 days following the completion of borrow haul from this site by the Contractor.

22)	REHABILITATION.

a)	A final pit inspection will be done by the Engineer or his representative, the Department of Solid Waste Service's representative and the Contractor's representative, after completion of operations and prior to the removal of equipment to ensure compliance with the appropriate stipulations.  Release of the Contractor's bond will not be authorized until the Engineer determines that the mining plan and site use conditions have been satisfactority observed.  The Engineer shall be notified by the Contractor at least 21 days prior to the scheduled removal of rehabilitation equipment from the site in order that an inspection can be performed.

b)	Upon completion of site excavation and prior to vacating the site, the Contractor shall smooth out the pit to conform to the surrounding topography.  The access road to the pit will be similarly restored.  No sharp depressions or steep mounts will be left in the pit area.

23)	CONTRACTOR'S RESPONSIBILITY.  The Contractor and his agents, employees, and subcontractors are bound by all pertinent conditions of the development plan and the approved mining plan, along with all applicable State and local laws.  Any variations from the specific or general stipulations must be approved through the Engineer.

24)	DISTRIBUTION.  The Department shall provide copies of these conditions and stipulations to its agents, Contractors, and subcontractors, for distribution to their respective employees.

25)	CONTRACTOR'S MINING PLAN.

a)	Prior to use of the site for a specific project, a mining plan shall be submitted by the Contractor for approval by the Engineer.  The mining plan will require a sketch map showing the site boundaries, the working boundary, proposed access route(s), temporary building and processing plan locations, and drainage diversion measures, if any.  A mining plan narrative must accompany the sketch map and shall include dust suppression measures, measures to insure oil spill containment, and measures to prevent working area runoff contamination to water bodies.

b)	In addition to the mining sketch plan and narrative, all applicable conditions in the development plan must be complied with.

c)	The Contractor's mining plan shall also be reviewed by the MOA Department of Solid Waste Services for their review and approval to ensure compliance with their ongoing landfill operations.  The mining plan shall be submitted a minimum of 4 days prior to site use.

26)	CHANGES IN CONDITIONS.

a)	Unforeseen conditions arising during construction and operation, in accordance with the development and mining plans, may make it necessary to revise or amend the development and/or mining plan.  In that event, the Contractor, a Solid Waste Service representative, and the Engineer shall agree as to what revisions or amendments shall be made.  If they are unable to agree, the Regional Director, Department of Transportation, shall have final authority to determine the matter.

b)	Mining plans must be in agreement with the development plans.  Mining plans may be amended as set forth in 25(a).

C.	MINING PLAN GUIDELINES

1)	GENERAL.

a)	The mining plan, by sketch map and narrative, describes the Contractor's proposed method of operation and must be in compliance with the conditions of the controlling development plan.  After acceptance of the mining plan by the Engineer, it will be used as a site use field guide by the Contractor, Engineer, and Anchorage Regional Landfill.

b)	Sketch maps shall have a scale sufficient for clarity under field conditions and should not be overly complex or inflexible.

c)	All data that can be shown graphically should be shown in that manner unless it can be better described in the accompanying narrative.

d)	The use of multiple sheets should be avoided, if practical.

e)	Section and profile drawings should be used as appropriate.

2)	SKETCH MAPS.  Items to be shown on sketch maps, when appropriate, shall include:

a)	Site boundary,

b)	Existing or proposed access route and design,

c)	Location of existing monitoring wells,

d)	Proposed working limits to be marked on the ground,

e)	Development stages,

f)	Approximate contours before and after excavation, including bottom elevation of excavation.  Contractor shall not excavate below elevation 424 MSL at area 1 or elevation 442 MSL at area 5B, without specific approval by the owner.

g)	High and low water lines,

h)	Vegetation lines and type of vegetation, screens and dimensions,

i)	Material stockpiling areas,

j)	Offsite overburden and reject stockpiling areas,

k)	Other planned features, such as processing plans, temporary housing, well(s), weigh scales, etc.

l)	Final slope ratios and site drainage measures including grade and, when appropriate, daylighting ditches or stream dimensions as appropriate.

m)	Scale of drawing, North arrow, and specific dimensions as appropriate,

n)	When sites are to be developed as wildlife or fishery enhancement ponds, pond configurations, connections to existing bodies of water, final pond depths, slopes, and any islands shall be shown on the sketch maps.

3)	NARRATIVE.  The mining plan narrative may be made part of the mining plan sketch map or may be attached to the sketch map as conditions allow.  Items to be addressed in the mining plan narrative shall include:

a)	Methods of operation,

b)	Length and times of operation (day, month, year, and working hours),

c)	Air and water pollution control measures,

d)	Rehabilitation measures.

4)	CHANGE ORDERS.  Supplements and amendments to an approved mining plan may be initiated by the Contractor, Solid Waste Services Department or the Engineer when conditions warrant such actions.  Supplements and amendments must be mutually agreed upon and proper approval obtained prior to commencement of work of a changed nature.

a)	Minor changes are those that affect the handling of the details of the operation, but remain in compliance with the development plan.  These changes may be authorized by the Engineer.

b)	Major changes are those which cause the final outcome of the site to be significantly different from the approved mining plan or are not in compliance with the development.  These changes must be approved in writing by the Engineer.

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.01  Laws to be Observed.  Add the following:  Specific Equal Employment Opportunity Responsibilities of Federal-Aid Construction Contractors.

1.	General

a.	Equal employment opportunity requirements not to discriminate and to take affirmative action to assure equal employment opportunity as required by Executive Order 11246 and Executive Order 11375 are set forth in Required Contract Provisions (Form 25D-55) and these Special Provisions which are imposed pursuant to Section 140 of Title 23, U.S.C., as established by Section 22 of the Federal-Aid Highway Act of 1968.  The requirements set forth in these Special Provisions shall constitute the specific affirmative action requirements for project activities under this contract and supplement the equal employment opportunity requirements set forth in the Required Contract Provisions.

b.	The Contractor will work with the State highway agencies and the Federal Government in carrying out equal employment opportunity obligations and in their review of his/her activities under the contract.

c.	The Contractor and all his/her subcontractors holding subcontracts not including material suppliers, of $10,000 or more, will comply with the following minimum specific requirement activities of equal employment opportunity:  (The equal employment opportunity requirements of Executive Order 11246, as set forth in Volume 6, Chapter 4, Section 1, Subsection 1 of the Federal-Aid Highway Program Manual, are applicable to material suppliers as well as Contractors and subcontractors.)  The Contractor will include these requirements in every subcontract of $10,000 or more with such modification of language as is necessary to make them binding on the subcontractor.

2.	Equal Employment Opportunity Policy

The Contractor will accept as his operating policy the following statement which is designed to further the provision of equal employment opportunity to all persons without regard to their race, color, religion, sex, or national origin, and to promote the full realization of equal employment opportunity through a positive continuing program:

It is the policy of this Company to assure that applicants are employed, and that employees are treated during employment, without regard to their race, religion, sex, color, or national origin.  Such action shall include:  employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship, preapprentice-ship and/or on-the-job training.

3.	Equal Employment Opportunity Officer

The Contractor will designate and make known to the Engineer and equal employment opportunity officer (hereinafter referred to as the EEO Officer) who will have the responsibility for and must be capable of effectively administering and promoting an active Contractor program of equal employment opportunity and who must be assigned adequate authority and responsibility to do so.

4.	Dissemination of Policy

a.	All members of the Contractor's staff who are authorized to hire, supervise, promote, and discharge employees, or who recommend such action, or who are substantially involved in such action, will be made fully cognizant of, and will implement, the Contractor's equal employment opportunity policy and contractual responsibilities to provide equal employment opportunity in each grade and classification of employment.  To ensure that the above agreement will be met, the following actions will be taken as a minimum:

(1)	Periodic meetings of supervisory and personnel office employees will be conducted before the start of work and then not less often than once every six months, at which time the Contractor's equal employment opportunity policy and its implementation will be reviewed and explained.  The meetings will be conducted by the EEO Officer or other knowledgeable company official.

(2)	All new supervisory or personnel office employees will be given a thorough indoctrination by the EEO Officer or other knowledgeable company official covering all major aspects of the Contractor's equal employment opportunity obligations within thirty days following their reporting for duty with the Contractor.

(3)	All personnel who are engaged in direct recruitment for the project will be instructed by the EEO Officer or appropriate company official in the Contractor's procedures for locating and hiring minority group employees.

b.	In order to make the Contractor's equal employment opportunity policy known to all employees, prospective employees and potential sources of employees, i.e., schools, employment agencies, labor unions (where appropriate), college placement officers, etc., the Contractor will take the following actions:

(1)	Notices and posters setting forth the Contractor's equal employment opportunity policy will be placed in areas readily accessible to employees, applicants for employment and potential employees.

(2)	The Contractor's equal employment opportunity policy and the procedures to implement such policy will be brought to the attention of employees by means of meetings, employee handbooks, or other appropriate means.

5.	Recruitment

a.	When advertising for employees, the Contractor will include in all advertisements for employees the notation:  "An Equal Opportunity Employer."  All such adver-tisements will be published in newspapers or other publications having a large circulation among minority groups in the area from which the project work force would normally be derived.

b.	The Contractor will, unless precluded by a valid bargaining agreement, conduct systematic and direct recruitment through public and private employee referral sources likely to yield qualified minority group applicants, including, but not limited to, State employment agencies, schools, colleges and minority group organizations.  To meet this requirement, the Contractor will, through his EEO Officer, identify sources of potential minority group employees, and establish with such identified sources procedures whereby minority group applicants may be referred to the Contractor for employment consideration.

In the event the Contractor has a valid bargaining agreement providing for exclusive hiring hall referrals, he is expected to observe the provisions of that agreement to the extent that the system permits the Contractor's compliance with equal employment opportunity contract provisions.  (The U.S. Department of Labor has held that where implementation of such agreements have the effect of discriminating against minorities or women, or obligates the Contractor to do the same, such implementation violates Executive Order 11246, as amended.)

c.	The Contractor will encourage his present employees to refer minority group applicants for employment by posting appropriate notices or bulletins in areas accessible to all such employees.  In addition, information and procedures with regard to referring minority group applicants will be discussed with employees.

6.	Personnel Actions

Wages, working conditions, and employee benefits shall be established and administered, and personnel actions of every type, including hiring, upgrading, promotion, transfer, demotion, layoff, and termination, shall be taken without regard to race, color, religion, sex, or national origin.  The following procedures shall be followed:

a.	The Contractor will conduct periodic inspections of project sites to insure that working conditions and employee facilities do not indicate discriminatory treatment of project site personnel.

b.	The Contractor will periodically evaluate the spread of wages paid within each classification to determine any evidence of discriminatory wage practices.

c.	The Contractor will periodically review selected personnel actions in depth to determine whether there is evidence of discrimination.  Where evidence is found, the Contractor will promptly take corrective action.  If the review indicates that the discrimination may extend beyond the actions reviewed, such corrective action shall include all affected persons.

d.	The Contractor will promptly investigate all complaints of alleged discrimination made to the Contractor in connection with his obligations under this contract, will attempt to resolve such complaints, and will take appropriate corrective action within a reasonable time.  If the investigation indicates that the discrimination may affect persons other than the complainant, such corrective action shall include such other persons.  Upon completion of each investigation, the Contractor will inform every complainant of all of his avenues of appeal.

7.	Training and Promotion

a.	The Contractor will assist in locating, qualifying, and increasing the skills of minority group and women employees, and applicants for employment.

b.	Consistent with the Contractor's work force requirements and as permissible under Federal and State regulations, the Contractor shall make full use of training programs, i.e., apprenticeship, and on-the-job training programs for the geographical area of contract performance.  Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.  In the event the Training Special Provision is provided under this contract, this subparagraph will be superseded as indicated.

c.	The Contractor will advise employees and applicants for employment of available training programs and entrance requirements for each.

d.	The Contractor will periodically review the training and promotion potential of minority group and women employees and will encourage eligible employees to apply for such training and promotion.

8.	Unions

If the Contractor relies in whole or in part upon unions as a source of employees, the Contractor will use his/her best efforts to obtain the cooperation of such unions to increase opportunities for minority groups and women within the unions, and to effect referrals by such unions of minority and female employees.  Actions by the Contractor either directly or through a Contractor's association acting as agent will include the procedures set forth below:

a.	The Contractor will use best efforts to develop, in cooperation with the unions, joint training programs aimed toward qualifying more minority group members and women for membership in the unions and increasing the skills of minority group employees and women so that they may qualify for higher paying employment.

b.	The Contractor will use best efforts to incorporate an equal employment opportunity clause into each union agreement to the end that such union will be contractually bound to refer applicants without regard to their race, color, religion, sex, or national origin.

c.	The Contractor is to obtain information as to the referral practices and policies of the labor union except that the extent such information is within the exclusive possession of the labor union and such labor union refuses to furnish such information to the Contractor, the Contractor shall so certify to the State highway department and shall set forth what efforts have been made to obtain such information.

d.	In the event the union is unable to provide the Contractor with a reasonable flow of minority and women referrals within the time limit set forth in the collective bargaining agreement, the Contractor will, through independent recruitment efforts, fill the employment vacancies without regard to race, color, religion, sex, or national origin, making full efforts to obtain qualified and/or qualifiable minority group persons and women.  (The U.S. Department of Labor has held that it shall be no excuse that the union with which the Contractor has a collective bargaining agreement providing for exclusive referral failed to refer minority employees.)  In the event the union referral practice prevents the Contractor from meeting the obligations pursuant to Executive Order 11246, as amended, and these special provisions, such Contractor shall immediately notify the State highway agency.

9.	Subcontracting

a.	The Contractor will use his best efforts to solicit bids from and to utilize minority group subcontractors or subcontractors with meaningful minority group and female representation among their employees.  Contractors shall obtain lists of minority-owned construction firms from State highway agency personnel.

b.	The Contractor will use his best efforts to ensure subcontractor compliance with their equal employment opportunity obligations.

10.	Records and Reports

a.	The Contractor will keep such records as are necessary to determine compliance with the Contractor's equal employment opportunity obligations.  The records kept by the Contractor will be designed to indicate:

(1)	the number of minority and nonminority group members and women employed in each work classification on the project,

(2)	the progress and efforts being made in cooperation with unions to increase employment opportunities for minorities and women (applicable only to Contractors who rely in whole or in part on unions as a source of their work force),

(3)	the progress and efforts being made in locating, hiring, training, qualifying, and upgrading minority and female employees, and

(4)	the progress and efforts being made in securing the services of minority group subcontractors or subcontractors with meaningful minority and female representation among their employees.

b.	All such records must be retained for a period of three years following completion of the contract work and shall be available at reasonable times and places for inspection by authorized representatives of the State highway agency and the Federal Highway Administration.

c.	The Contractor will submit an annual report to the State highway agency each July for the duration of the project, indicating the number of minority, women, and non-minority group employees currently engaged in each work classification required by the contract work.  This information is to be reported on Form PR 1391.  If on-the-job training is being required by "Training Special Provision", the Contractor will be required to furnish State of Alaska Form 25A312.

(04/8/83)

107-1.11  Protection and Restoration of Property and Landscape.  Add the following to the third paragraph:  When working near wetlands the Contractor shall place no fill, nor operate equipment within five feet of the design slope limits.

The Contractor shall not excavate, nor use for fill, any material containing hazardous substances or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected of containing hazardous substances or petroleum fuels.  Hazardous substances are any element, compound, mixture, solution or substance designated pursuant to the Comprehensive Environmental Response, Compensation, and Liability Act of 1980 (CERCLA).  Hazardous substances include any hazardous wastes having the characteristics of ignitability, corrosivity, reactivity, or extraction procedure toxity.

Add the following after Item 10:  11.  If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2253.

Add the following:  The Contractor shall not use land from any  park, recreation area, wildlife or waterfowl refuge, or any significant historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.

The Contractor shall do no work, trespass, stockpiling, staging, or parking in or around any streams, except for the excavation required for the installation of the new culverts in Carol Creek and Fire Creek.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

Standard Modifications

107-1.13  Responsibility for Damage Claims.  In the first sentence, change "claims or actions for injuries" to read "claims, actions or liabilities for injuries".  (5/12/89)

107-1.16  Contractor's Responsibility For Utility Property And Services.  In the last sentence of the third paragraph delete: "by the local fire authority."  (5/12/89)

Special Provisions

107-1.16  Contractor's Responsibility for Utility Property and Service.  Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning Utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the Utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The Utility mislocates the facility in the field by more than 2.5-feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the Utility.

(9/1/89)

107-1.21  Permits.  Add the following Subsection:  The following permits have been received on the Contractors behalf by the Department:

Municipality of Anchorage Flood Hazard Permit.

Department of Army, Section 404, Permit No. 4-870301, Fire Lake 2, dated March 3, 1988 and expiring February 28, 1991.  The permit authorizes the placement of 178,768 Cubic Yards of fill material into 9.4 acres of wetlands.

Department of Fish and Game, Title 16, Permit No. FG90-II-0089, dated May 10, 1990, expiring December 31, 1992.  The permit authorizes the placement of culverts in Carol Creek and Fire Creek with the following stipulations:

1.	Each round culvert shall be installed so that at least one-fifth of the diameter or 12 inches, whichever is less, is set below the stream bed at both the inlet and outlet of the culvert.

2.	Each culvert shall be placed in and aligned with the natural stream channel.  Streams may not be realigned or channelized to facilitate culvert installation without the specific written approval of the Department.

3.	The ADF&G, Habitat Division shall be notified at 267-2284 at least three working days prior to initiating construction and again upon completion of the culvert installation project.

4.	All fills, slopes and other disturbed areas shall be stabilized to prevent erosion and sedimentation of streams which may occur either during or after construction.

5.	The Contractor shall submit to ADF&G, through the Engineer, an erosion control plan describing methods to reduce pollution of the creeks during construction.

The Contractor shall be responsible for conducting all operations in compliance with Anchorage Municipal Code 15.70 (Noise).  If the Contractor can not conform with the restrictions of this Code, it is his responsibility to obtain a Noise Permit authorizing the nonconformance.  Application for  this Permit can be made through the  Municipality of Anchorage, Health and Human Services Division, 825 "L" Street, Anchorage, Alaska, (907)343-4200.

The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  Copies of the permits are attached to these specifications in Appendix A.  The Engineer will have copies of the permits posted in the project office.  (9/1/89)

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Delete the third paragraph on page 56 and substitute the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License.

2.	Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent Contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent Contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent Contractor are not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the contract.  These criteria are:  (1) the owner-operator's right to control the manner in which the work is to be performed;  (2) the owner-operator's opportunity for profit or loss depending upon their managerial skill;  (3) the owner-operator's investment in equipment or materials required for their task, or the employment of helpers;  (4) whether the service rendered requires a special skill;  (5) the degree of permanence of the working relationship;  (6) whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each truck driver that identifies the truck driver as either an employee or owner-operator.  The placard for owner-operators shall identify both the truck driver and the vehicle.  The placard shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.  (9/1/89)

Standard Modifications

108-1.03  Prosecution and Progress.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)

Special Provisions

108-1.03  Prosecution and Progress.  Add the following:  The construction of this project will be planned and recorded with a conventional Critical Path Method (CPM) schedule.  The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, vendors, and suppliers.

1.	Preparation of Initial Schedule.

At the preconstruction conference, the Contractor shall submit a detailed initial Progress Work Schedule in the activity-on-arrow format.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project or any milestone shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed schedule are required, the Contractor shall do so promptly.  The schedule must be finalized within 60 days of the Notice to Proceed.

2.	Schedule Requirements.

All activity-on-arrow diagrams shall include:

a.	Activity Nodes

b.	Activity Description

c.	Activity Duration

d.	Resources Required for each of the Project Activities, including:

1.	labor, showing:

- work days per week

- holidays

- number of shifts per day

- number of hours per shift

2.	equipment including the number of unit of each type of equipment, and

3.	materials.

The activity-on-arrow diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and approvals and fabrication and delivery activities.  All network "dummies" are to be shown on the diagram.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	60 - Day Preliminary Schedule.

Before proceeding with any work on site, the Contractor shall have an acceptable 60-day preliminary schedule.  This scehedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include:

a.	mobilization,

b.	submittals,

c.	procurement, and

d.	construction

No contract work may be pursued at the site without an accepted 60-day Preliminary Schedule or an accepted CPM schedule.

4.	Schedule Updates And Progress Payments.

Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the Progress Work Schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.

The Contractor will revise activity-on-arrow diagrams for the following:

a.	resource availability,

b.	delay in completion of any critical activity,

c.	actual prosecution of the work which is, as determined by the Engineer, significantly different than that represented on the schedule, or

d.	the addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

The principles involved and terms used in this section are as set forth in the Associated General Contractors of America publication, "The Use of CPM in Construction, A Manual for General Contractors and the Construction Industry", Copyright 1976.

In addition to the CPM Progress Work Schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail work activities, manpower involved by trade, work hours, equipment involved and the location of the work to be performed.

After approval of the Progress Schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.  State representatives may be attending meetings, community council meetings, throughout the Region, and it is expected that the spokesperson will accompany them to assist by briefly describing, and answering questions about the Contractor's work and time schedules.

Preparation of the CPM work schedule and two week work plans and providing a spokesperson for meetings will not be paid for directly, but will be subsidiary to Item 640(1) Mobilization and Demobilization.

(6/13/90)

108-1.05  Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer. (2/1/90)

108-1.06  Determination and Extension of Contract Time.  Add the following:

4.	Suspensions of Work Ordered by the Engineer.  If the performance of all or any portion of the work is suspended or delayed by the Engineer in writing for an unreasonable period of time (not originally anticipated, customary, or inherent to the construction industry) and the Contractor believes that additional compensation and/or contract time is due as a result of such suspension or delay, the Contractor shall submit to the Engineer in writing, a request for adjustment within 7 calendar days of receipt of the notice to resume work.  The request shall set forth the reasons and support for such adjustment.

Upon receipt, the Engineer will evaluate the Contractor's request.  If the Engineer agrees that the cost and/or time required for the performance of the contract has increased as a result of such suspension and the suspension was caused by conditions beyond the control of and not the fault of the Contractor, its suppliers, or subcontractors at any approved tier, and not caused by weather, the Engineer will make an adjustment (excluding profit) and modify the contract in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment will be allowed unless the Contractor has submitted the request for adjustment within the time prescribed.

No contract adjustment will be allowed under this clause to the extent that performance would have been suspended or delayed by any other cause, or for which an adjustment is provided for or excluded under any other term or condition of this contract.  (4/13/89)

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  General.  Add the following:  When more than one variety of material or work item is specified for a single pay item number, letter or numeric suffixes will be included within the parenthesis to differentiate the types.  (9/1/89)

109-1.03  Scope of Payment.  Add the following:  Due to the uncertainty in estimating the costs of petroleum products that will be used during the life of this contract, adjustment in compensation for certain contract items is provided as follows:

Petroleum products price adjustment will apply to increases and decreases in the posted prices of asphalt cement, cut-back liquid asphalt, emulsified asphalt and diesel fuel, except that no adjustment shall be made for changes in the posted prices of these petroleum products which may occur subsequent to the contract completion time.  Adjustments in compensation may be plus or minus depending on whether the posted prices increase or decrease from those in effect on the bid opening date.

The Department will maintain a listing of posted prices of record for petroleum products which will be effective as of the first and sixteenth day of each month and determined as set forth below.

The listed posted prices for asphalt products and number two diesel fuel oil will be the average of the posted prices at the Anchorage, Alaska bulk plants as of the fifteenth day and the last day of the month.

Asphalt Products:

When the listed posted price on the date the asphalt products are delivered to this project varies from the listed posted price on the bid opening date by more than 10 percent, the Department will adjust compensation to the prime Contractor for the increase or decrease subject to the following limitation:

No price adjustment will be made for asphalt products for which the listed posted price change does not exceed 10 percent.

Adjustment of compensation for asphalt products prices, if applicable, will be made only on the semi-final estimate after completion and acceptance of thw work.  However, on projects of more than one construction season in duration, adjustment for asphalt price changes may be applied at the end of each intermediate construction season if requested by the Contractor or determined appropriate by the Engineer.

The Contractor shall submit scale tickets or other documentation stating the quantity and date of delivery of the asphalt material.

The adjustment for asphalt products prices will be calculated on the basis of the difference, either plus or minus, between the Department's listed posted price on the date of the bid opening and the Department's listed posted price on each delivery date.  The adjustment is the product of the difference in price times the delivered quantity.

Fuel Products:

When the listed posted price on the estimate date for number two diesel fuel varies from the listed posted price on the date of bid opening by more than 10 percent, the Department will adjust compensation to the prime Contractor for fuel products prices to the extent and in the manner indicated as follows:

No adjustment for price variations will apply for work accomplished prior to the estimate period in which the price change exceeds 10 percent.

The adjustments for fuels will be made only for those items listed below which are listed in the bid schedule and will be made on the basis of the fuel allowances shown for processing a unit of the item, whether or not such allowances are indicative of actual fuel usage on this particular contract.

Fuel

Item No.     Item          Allowance       Units

201    Clearing and        200        Gallons/Acre

Grubbing

203     Excavation         0.3       Gallons/Cu. Yd.

203       Borrow           0.25        Gallons/Ton

0.45      Gallons/Cu. Yd.

301    Aggregate Base      0.65        Gallons/Ton

1.30      Gallons/Cu. Yd.

304    Subbase (crushed)   0.65        Gallons/Ton

1.30      Gallons/Cu. Yd.

304    Subbase (uncrushed) 0.25        Gallons/Ton

0.45      Gallons/Cu. Yd.

401     Asphalt Concrete   3.5         Gallons/Ton

Adjustment of compensation for changes in fuel prices, if applicable, will be made on each monthly or semi-monthly estimate, or on the semi-final estimate, for only those above listed pay items which appear on the Bid Schedule and in the estimate.

The adjustment for fuel prices will be calculated on the basis of the difference, either plus or minus, between the Department's listed posted price for number two diesel fuel on the date of bid opening and the Department's listed posted price on the date of each monthly, semi-monthly or final estimate.

Add the following Pay Item:

Pay Item No.        Pay Item               Pay Unit

109(1)     Petroleum Adjustment      Contingent Sum

(8/1/88)

109-1.04  Compensation for Altered Quantities.  In the third indented subparagraph, delete the following:  ", except that the total payment for the item shall not exceed 75 percent of the total amount bid for the item".  (4/13/89)

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)

Add the following:

9.	Hourly Rate Basis (Equipment Rental).

GENERAL

Scope.  Under this subsection, the Contractor shall furnish fully operated equipment, tools, materials, and laborers required in the performance of the work on the project as specifically directed by the Engineer.  The work is to be performed and paid for on an hourly rate basis.

All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

General Requirements.  The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

Equipment.  In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications. Alterations of blowers, rack settings, or other modifications will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

CONSTRUCTION REQUIREMENTS

General.  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.  Operators of equipment and all personnel shall be conscientious and skilled in their duties.

Timing and Sequence of Operations.  The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instructions of the Engineer.  The pay time will not include idle periods, and no payment will be made  for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, or travel time between projects will not be authorized for payment.

The pertinent contract bid price per hour for the equipment shown in the Bid Schedule shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  The furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle the Contractor to any extra compensation.  Deviation from estimated quantities is normal and will not be considered as a basis for change in unit prices.

This project shall utilize a crawler-tractor with wide pads and hydraulic angle and tilt blade, and a minimum factory rating of 65 horsepower.  Payment for dozer hours shall be made only at the written direction of the Engineer for landscape shaping to an aesthetically pleasing appearance on various parts of the project after the waste material has been placed to the lines shown on the plans or as directed, and prior to seeding.

109-1.07  Payment for Materials on Hand.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Anchorage or Eagle River, Alaska only.

109-5.01  Basis of Payment.  Add the following subsection:  Payment will be made under:

Pay Item No.      Pay Item          Pay Unit

109(3)         Wide Pad Dozer,         Hour

65-HP Minimum

(9/1/89)

Add the following section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, Code of Federal Regulations (CFR), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  Interpretation.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular Contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03.3 for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a Contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Utilization Goal in order to be eligible for award of this contract.

120-3.01  Determination of Compliance.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that ALL of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02 Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, ALL of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02 Good Faith Effort.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Utilization Goal those monies allowed by the Engineer in 120-3.03.04 as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under 120-5.01.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100 percent.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01 until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per 120-3.03, 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

Payment or Deduction will be made under:

Pay Item No.        Pay Item         Pay Unit

120(1)        DBE Adjustment   Contingent Sum

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-2.02  Clearing.  Add the following:  Timber 5-inch diameter or larger at breast height, shall be cut and stacked for public removal.  It shall be stacked along the Right-of-Way lines.  The Department will notify the public of its availability once the timber has been stacked.

201-4.01  Basis of Payment.  Add the following:  All work required to cut and stack timber for public removal shall be included under Pay Item 201(3A), Clearing and Grubbing.

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 Description.  Add the following:  This work shall also include the removal of fences at the locations shown on the plans.

202-2.04  Removal of Pavement, Sidewalks, Curbs, Etc..  Add the following:  Pavement removed may be used in the construction of the embankment.  It shall be placed away from wetlands, and no closer than 300 feet to a stream.  The broken asphalt pieces shall be six inches or less in maximum dimension.

202-3.01  Method of Measurement.  Add the following:  Removal of fence will be measured by the linear foot for the actual amount of fence taken down and disposed, regardless of the type or height.

202-4.01  Basis of Payment.  Add the following pay item:

Pay Item No.         Pay Item           Pay Unit

202(12)         Removal of Fence     Linear Foot

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  Description. Add the following:  Ditch linear grading shall consist of the final shaping of designated ditches and slopes for drainage by grading with a small dozer, motor grader, or other suitable means approved by the Engineer.  Only those ditches or slopes that are outside of the roadway slope limits shall be shaped under this item.

Pathway linear grading shall be all preparation and excavation necessary to construct a pathway when it is outside of the roadway slope limits as shown on the plans, or as field located by the Engineer.

Pond excavation shall include excavation and disposal required for construction of the Carol Creek Settlement Pond in accordance with the plan details.

Channel excavation shall include excavation and disposal of material required to construct Carol Creek and Fire Creek channels in accordance with the plan details.

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.  ( 05/12/89)

Special Provisions

203-3.02  Embankment Construction.  Delete the first sentence of the tenth paragraph, and substitute the following:  Roadway embankments shall be placed in horzontal layers not exceeding eight inches in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by one foot and transversely by 20-feet.

Add the following:  Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104, Scope of Work.  ( 9/1/89)

203-3.06  Disposal Areas.  Add the following subsection:  State Restricted Material Source Scalehouse Pit M.S.-42-1-041-1, located on Fort Richardson, is available for the Contractor's use to deposit overburden materials from this project.  The use of this site is subject to the following restrictions:

1.	The authorization is revocable at will by the Garrison Commander, 6th Infantry Division (Light) and U.S. Army Garrison, Alaska, Fort Richardson, Alaska, hereinafter known as the Government.

2.	Authorization is granted for the period beginning March 1, 1989 and ending November 1, 1991, unless prior termination is requested.

3.	The right herein granted will be without cost or expense to the Government.

4.	The Government will not be responsible for damages to property or injuries to persons which may arise from, or be incident to the use granted.

5.	That any property of the Government damaged or destroyed, incident to use of the premises under this authorization be promptly repaired to the satisfaction of the Engineer.

6.	That access to the reservation be coordinated with the Range Control, Bldg 59009, 863-3202/864-4195, in advance of entering Fort Richardson.  Access is contingent upon the determination by Range Control that scheduled training will not be adversely impacted.  Access will not be allowed through the Anchorage Regional Landfill.

7.	That on or before the date of expiration of this authorization or its relinquishment or revocation, the Contractor shall vacate the said Government premises, remove all property therefrom, except the desposited material, which shall become the property of the Government, and leave the premises in a condition satisfactory to the Engineer.

8.	The final elevation of waste areas will not exceed 10-feet above surrounding natural grade.  No abrupt grade changes will be left.

9.	That the material deposited shall be compacted, graded and contoured, capped with no less than 6" of topsoil, and fertilized, limed, and seeded to the specifications and to the satisfaction of the Engineer.

10.	Contractor will be limited to authorized sites within the pit as directed by the Engineer.

203-4.01  Method of Measurement.  Add the following:  	No deduction from the excavation quantities will be made for pavement removed under Item 202(2), Removal of Pavement.

Measurement for the pathway linear grading, ditch linear grading and channel excavation will be along the center of the facility when constructed as stated above.

Pond excavation will be measured and paid for by the cubic yard in accordance with Section 109.

Standard Modifications

203-5.01  Basis of Payment.  Change Pay items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)

Special Provisions

203-5.01  Basis of Payment.  Add the following: Linear grading for ditches, pathways and channel excavation will be paid by the station; and payment so made will be full compensation for furnishing all equipment, labor, tools and incidentals to provide the preparation, excavating and shaping necessary to complete the work.  The materials used for the construction of the pathway will be paid under their respective pay items.

Add the following pay items:

Pay Item No.          Pay Item              Pay Unit

203(17)       Ditch Linear Grading         Station

203(18)      Pathway Linear Grading        Station

203(31)          Pond Excavation         Cubic Yard

203(32)         Channel Excavation         Station

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 Materials.  Add the following: Bedding and backfill materials within the structural section shall meet the requirements for the applicable lift of material.  Native material shall be utilized for pipe bedding and backfill below or outside the structural section if the material meets the minimum requirements of Selected Material, Type C as specified in subsection 703-2.07, Selected Material.  Pipe bedding shall also pass a 3-inch sieve.  (9/1/89)

SECTION 301

AGGREGATE BASE COURSE

Special Provisons

301-3.01  Placing.  Add the following:  Base course material used for the sidewalk, pathway or median foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface.   (9/1/89)

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-2.01  Composition of Mixtures.  Add the following to the first paragraph after the first sentence:  The Contractor shall submit, in writing, the proposed ratios at which he plans to blend the various aggregate stockpiles in order to achieve the target gradation submitted.

Add the following to the tolerance table of the fourth paragraph:

Sieve Size          Tolerance

1/2 inch               + 7

No. 80                 + 4

Add the following after the tolerance table of the fourth paragraph:  The asphalt cement and aggregate submitted by the Contractor for Asphalt Concrete, Type IIA Job Mix Design approval as tested according to Alaska T-17 shall conform to the following.  The asphalt content of the mix will be expressed as a percentage of the total mix.

Marshall Stability, pounds, minimum    1500

Voids, Total Mix %                      3-5

Flow Value                              8-16

Compaction Blows per Side                75

Voids in Mineral Aggregate, %, min.     15.0

The Voids in mineral aggregate is calculated by the following formula:

G   P

Voids in mineral aggregate = 100 - (  mb  s )

Where:                               Gsb

Gsb = bulk specific gravity of aggregate

Gmb = bulk specific gravity of compacted

mixture (ATM T-18), and

Ps  = aggregate, percent by total weight of

mixture

The Contractor should be cautioned that addition of crushed fines may be required to meet the Voids in Mineral Aggregate requirement.

The Alaska Test Method T-17 section E.4.a shall be deleted and the following should be substituted:

a.	From the data curves, asphalt contents are determined which yield the following:

1.	Maximum Unit Weight

2.	Maximum Stability

3.	Voids Total Mix at 4 percent

Add the following:  Temporary pavement shall conform to the requirements of Asphalt Concrete, Type IIA, as detailed in Table 703-3 in subsection 703-2.04, Aggregate for Plant Mix Asphalt Pavement.

401-2.04  Asphalt Materials.  Add the following:  AC-5 asphalt cement will be used for the asphalt concrete pavement mix.

401-3.11  Spreading and Finishing.  Add the following to the third paragraph:  Asphalt pavements that are to be of three inches or less in total thickness shall be placed in one layer.  Asphalt pavements of over three inches in thickness shall be placed in two layers of as equal thickness as practicable.

Add the following:  When pavement marking tape for striping is required, the longitudinal joints on the final lift shall be offset 12-inches from the plan lane lines.  The Contractor shall submit a Paving Plan for the Engineer's approval before starting this work.  The Paving Plan shall be submitted to the Engineer one week prior to initiating the paving operation.  The Paving Plan shall consist of, but not be limited to the following:

1.	Manuals for the paving machine and the rollers.

2.	Traffic Control Plan for the paving operations.

3.	Traffic marking installation plan.

401-3.12  Compaction. In the second paragraph, delete from the first sentence:  "...(94% at joints)...".

401-3.14  Pavement Samples.  Delete the third sentence of paragraph one and substitute the following.  Each sample shall be three cores, each with a minimum diameter of six inches.

401-4.02  Contract Price Adjustments.  In the fifth paragraph, delete the last sentence.

In the eighth paragraph, add the following:  On projects consisting of more than 5000 tons, density evaluation shall be as follows:

For the purpose of evaluating the density of the material, a lot will be represented by fifteen tests, three for each sublot.  A representative single density value for each sublot will be obtained by averaging the three sublot density test values.  This representative density shall become the density value reported for the sublot and the value used to evaluate individual lots for acceptance and price adjustment.

In the ninth paragraph, delete the second sentence and substitute the following:  Prior to computing a reduction in price, the validity of the failing test results for asphalt content and gradation tests shall be ascertained in accordance with ATM T-19.  Tests for density compliance will not be subject to ATM T-19 and no retests will be allowed.

401-5.01  Basis of Payment.  Add the following:  Anti-stripping additives will be paid on a contingent sum basis at a rate of $3.75 per 0.25 percent additive per ton of asphalt cement.

Temporary pavement will be paid by the ton when placed as approved by the Engineer.  No payment will be made for the asphalt cement or anti-stripping additive, nor will price adjustments apply to this item.  Removal of temporary pavement will be paid under pay item 202(2), Removal of Pavement.

Payment will be made under:

Pay Item No.        Pay Item           Pay Unit

401(6)       Temporary Pavement        Ton

SECTION 402

TACK COAT

Special Provisions

402-3.04  Dilution of Asphalt Material.  Add the following:  CSS-1 Emulsified Asphalt used for tack coat may be diluted not more than 50 percent water by weight or volume at the Engineer's direction.  The determination of this ratio shall be accomplished by weighing the distributor prior to adding water, by sticking the tank, or other means suitable to the Engineer.  Emulsified asphalt as manufactured is approximately 60 percent oil and 40 percent water.  Any required dilution is additional water.

402-3.05  Application of Asphalt Material.  Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.05 to 0.15 gallons".

(9/1/89)

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01  Description.  Add the following:  This work shall also consist of constructing slope paving, including furnishing and placing all concrete and reinforcing steel and performing all excavation required to install slope paving, as shown on the plans.

This work shall also include all labor, materials and equipment necessary to install utility conduits on the North Eagle River Overcrossing.

501-1.02  Classification.  Add the following:  Concrete for slope paving shall be Class A.

501-2.01  Materials.  Add the following:  Utility conduits shall consist of rigid steel conduit (RSC), or Type EB or Schedule 40 rigid polyvinyl chloride (PVC) conduit.  RSC conduit shall be manufactured of mild steel with a galvanized coating.

Standard Modifications

501-3.01  Proportioning.  In the second paragraph under Item 3, replace "Polysar 1186" with "Styrofan 1186".  ( 05/12/89)

Special Provisions

501-3.01  Proportioning.  Revise this subsection as follows:  In Table 501-1, Class of Concrete, under the category Coarse Aggregate Gradation AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S, W, and A-A concrete.

501-3.02  Batching.  Add the following to item No. 5, Batching:  The Contractor shall furnish the Engineer with a list of all ingredients, their individual weights and the moisture content of the various aggregates with each truck load or batch of concrete supplied.

501-3.05  Forms.  Add the following:

Architectural Finish. The thickness of concrete members that receive an architectural finish shall be increased so that the specified minimum cover to reinforcing steel is maintained.

The following concrete surfaces shall receive an architectural finish:

The vertical exterior surfaces of the concrete bridge railings that are exposed to view from beyond the limits of the bridge.

The exterior edge of the pathway slab.

The longitudinal limits for the architectural finish shall be the outside end of the bridge  rail transitions.

The architectural finish may be created by the form itself or by a liner attached to the formwork surfaces, and shall preferably produce a uniform vertical rib and groove texture.  The overall depth (relief) of the pattern shall not exceed one inch, and the center-to-center rib spacing shall not exceed three inches.  The widths of the rib surface and the base of the grooves shall be approximately equal.  Samples of the pattern shall be submitted for approval.

Inserts.  Threaded inserts may be cast in the edges of concrete decks as an aid in forming sidewalks and concrete railings.  Spacing of the inserts shall be four feet and the insert size shall be appropriate for the intended loads.  After the forms are removed, the recesses remaining at the insert shall be filled and patched with grout of the same color and texture as the deck concrete.

501-3.06  Placing Concrete.  Under Item 10., Setting Shoes and Bearing Plates, Add the following:

Unless otherwise shown on the plans, pier and abutment caps on bridges shall be finished parallel to the roadway grade and parallel to the roadway cross slope or crown.  Grade strips on each side of the caps shall be independently set and the grade at the centerline of the bearings shall be carefully checked prior to casting the concrete.

501-3.11  Conduits.  Add the following subsection:  Construction of utility conduits shall conform to the requirements of Section 660, Conduit, with the following exceptions:

Conduits located in the pathway shall be securely anchored to the bottom of the pathway prior to casting the pathway concrete.

All conduits shall be constructed to within an allowable vertical tolerance of 0.1-foot, and a horizontal tolerance of 0.2-foot from the indicated plan locations.

501-4.01  Method of Measurement.  Add the following:  The quantity of slope paving to be paid for shall be the actual surface area of the paving measured from edge to edge and from the top edge of the paving to the bottom of the grade beam, and will include all concrete reinforcing steel and excavation for structures required for installation of the slope paving.

No measurement of utility conduits or end caps will be made.

501-5.01  Basis of Payment.  Add the following:

Architectural finish shall be subsidiary to Concrete Bridge Rail, Type 1B and Type 2B.

Slope paving shall be paid for at the contract price per square foot determined as provided above.

Payment for utility conduits and end caps will be subsidiary to Pay Item 501(1), Class A Concrete.

Payment for Concrete, Type S, if required, will be made under Pay Item 501(1), Class A Concrete.

Add the following Pay Items:

Pay Item No.            Pay Item           Pay Unit

501(8)              Slope Paving        Square Foot

(9/1/89)

SECTION 502

PRESTRESSED CONCRETE STRUCTURES

Standard Modifications

502-1.01  Description.  Add the following to the fourth paragraph:  Alternative designs shall be based on the assumed prestressing losses outlined in Subsection 502-1.02.

502-1.02  Prestressing Methods.  Revise the assumed stress losses in the fourth paragraph to read:

Pretensioning:

Stress relieved strand            45,000 psi

Low relaxation strand             40,000 psi

Post-tensioning, excluding friction losses:

Stress relieved strand            35,000 psi

Low relaxation strand             32,000 psi

Bar                               25,000 psi

The above losses are based on a jacking stress in the strands of no more than 0.70 GUTS (guaranteed ultimate tensile strength).

502-3.01  Construction Requirements.

6.	Pretensioning.  In the last paragraph, change "0.80 GUTS" to read "0.75 GUTS".

502-4.01  Method of Measurement;

1.	Structural Members.  In the second sentence, change "reinforcing and prestressing steel," to read "reinforcing steel (uncoated and/or epoxy coated), prestressing steel,".

502-5.01  Basis of Payment.  Delete the next to the last paragraph.

(5/12/89)

SECTION 503

REINFORCING STEEL

Special Provisions

503-1.01  Description.  Add the following:  This work will include epoxy-coating all reinforcing steel bars within 3-1/2 inches of the top of concrete deck and as indicated on the plans.

Standard Modifications

503-3.05  Splicing.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)

Special Provisions

503-5.01  Basis of Payment.  Add the following:  If epoxy coating the reinforcing steel is required, it will not be paid for directly, but will be subsidiary to Pay Item 503(1), Reinforcing Steel.

SECTION 504

STEEL STRUCTURES

Special Provisions

504-3.02  Erection.  Under Item 8., Setting Shoes, and Bearings, add the following:  Epoxy adhesive, conforming to AASHTO M-200, shall be applied to the bottom surface of the elastomeric bearing pads prior to placement, and the pad shall be secured and restrained from movement until the epoxy has cured and full adhesion is achieved between the pads and the concrete caps.

504-3.03  Painting.  Delete Item 2. Schedule of Paint Coats for Metals, and substitute the following:  The Contractor will not be required to paint any structural metals, except if galvanized coatings are damaged by welding or other means, they shall be hand cleaned and repaired in accordance with AASHTO M36, at no additional cost to the State.

504-4.01  Method of Measurement.  Delete in its entirety and substitute the following:  Structural Steel will not be measured for payment.

504-5.01  Basis of Payment.  Delete in its entirety and substitute the following:  Structural steel for the North Eagle River Overcrossing is subsidiary to Pay Item 502(1) Prestressed Concrete Structural Members.

SECTION 505

PILING

Special Provisions

505-3.03  Pile Bearing Values.  Delete this Subsection in its entirety and substitute the following:  The Contractor's pile driving system shall be capable of overcoming the soil resistance during driving and reach the designated pile tip elevation without damaging the pile.

The steel pipe piles for the hightower luminaire foundations shall be driven to the lengths indicated on the plans.  No bearing value will be required.  The Contractor shall submit to the Engineer his driving plan prior to mobilization of the pile driver equipment.

505-3.06  Cast-In-Place Concrete Piles.  Add the following:  All reinforcing steel to be used in the concrete foundations shall conform to Section 503.

Drilled shafts shall be filled with Class A concrete.

The casing, if used, shall be a metal shell of ample thickness and strength to withstand stress and avoid distortion due to handling, the internal pressure of plastic concrete, and the external pressure of the surrounding earth and water, and shall be watertight.  The inside diameter of the casing shall be equal to the diameter of the shaft.

Excavation for a drilled shaft may be made by hand methods or with a power-driven boring machine as an open well, inside or through a casing, or any combination of these methods, and shall include excavating through whatever material is encountered.  The elevations of the bottom of drilled shafts shown on the plans are approximate only and may be raised or lowered by the Engineer depending on the conditions encountered.  The shaft shall be sunk vertically within a tolerance of one inch in 10 feet.  The bottom of the excavation shall be cleaned of all loose boulders and loose or scaly shale or rock.

Where soil conditions permit, the drilled shafts may be excavated without the use of casings.  If the excavation reaches a point where caving conditions or ground water seepage is encountered, a construction method shall be employed which will prevent any caving that tends to make the excavation appreciably larger than the size of the pile.  The Contractor may install casings to facilitate construction.  Casings shall be installed in such a manner that there will be no voids between the earth and the casing.  The casing shall not extend more than 12 inches below the top of satisfactory foundation material.  No payment will be required to prevent caving of any material into the freshly placed concrete.

The reinforcing steel cage for the drilled shaft shall be completely assembled and placed as a unit for the full length prior to placing any concrete.  The cage shall be supported by some positive method to prevent its displacement.  Approved spacers shall be provided at intervals along the cage to ensure concentric positioning for the entire length.  Additional reinforcement may be added to stiffen the cage at the Contractor's option and expense.

Concrete for the drilled shaft shall be placed as soon as practicable after the excavation has been completed and inspected.  Concrete shall be placed through a suitable tube to prevent segregation of concrete materials.  The tube shall be of such construction that it will permit discharge and raising as the concrete placement progresses.  If casings are to be removed, they shall be withdrawn as the concrete placement progresses.  A 2-foot minimum head of concrete shall be maintained in the casing to prevent displacement of the fresh concrete by caving material.  The concreting shall be a continuous operation except for the time interval necessary for retracting the casing.  If the placing of concrete is delayed more than 45 minutes, or if any upward movement of concrete inside the casing occurs during the retraction, the pulling shall be stopped and that portion of the casing extending into the concrete shall be left-in-place.  Casings to be removed shall be smooth and well oiled.

If an excavation cannot be practically dewatered for the placement of concrete, the Engineer may authorize a portion of the concrete to be placed under water.  Concrete which is placed under water shall be Class S concrete in accordance with Section 501.  Concrete placed under water shall be carried to a height of at least two feet above the bottom of the casing, and to a height sufficient to withstand the hydrostatic pressure.  When this concrete has reached sufficient strength to withstand the hydrostatic pressure, the casing shall be dewatered and the remainder of the concrete placed in the dry.

505-3.09  Driving Piles.  Add the following:  The steel pipe pile for the hightower luminaire foundations shall be driven open-ended as indicated on the plans and shall be driven without damage or distortion of the pile.  Material from the preboring activity shall not be placed outside of the roadway template.

The Engineer may require that pile driving be stopped in order to check the pile alignment.  Pulling laterally on piles to correct misalignment or splicing a properly aligned section to a misaligned section shall not be permitted.  If the location and/or alignment tolerances specified in the Contract are exceeded, the extent of overloading shall be investigated and if, in the judgement of the Engineer, corrective measures are required, a solution to the problem shall be designed and constructed by the Contractor at no expense to the Department.  Surveillance and inspection of the pile drivng operation by the Engineer is required.  No pile shall be driven in his absence.  The Contractor shall assist the Engineer in recording the pile driving data.

A prebore hole shall be augered to a depth as shown on the plans below the roadway or shoulder prior to driving.  Before pile placement, the holes will be cleaned of any large erratics or obstructions.  The holes shall have a diameter large enough to avoid damage to the piles as they are being driven.  After the pile is placed in the hole, and before driving begins, any annular space remaining around the pile shall be filled with sand or other approved material and maintained full during driving of the pile.  If the Engineer determines that preboring procedures have disturbed the axial and lateral load capacity of the pile, the disturbed pile shall be restored to conditions meeting the requirements of this contract by redriving or by other methods.  Redriving or other remedial measures shall be instituted after all preboring operations in the area have been completed.  The Contractor shall be responsible for the costs of any necessary remedial measures.  The prebore holes shall be dewatered prior to placement of the pile into the prebore hole.

If subsurface obstructions, such as boulders, rocks, cobbles, or hard layers are encountered, the preboring operation may be adjusted to help pile installation but not compromise the integrity of the pile.  Any void space remaining around the pile after completion of pile installation shall be filled with sand or other approved material.

The use of spuds, a short strong driven member which is removed to make a hole for inserting a pile, is not permitted.  The use of water jets will not be permitted.

The Engineer shall require the Contractor to allow for access to the pile so it can be inspected for damage.  If the Engineer has reason to believe the pile may have been damaged during driving, verification of ultimate lateral and axial capacity will be required after pile inspection.

505-4.01  Method of Measurement.  Add the following:  The hightower luminaire foundations will be measured and paid in accordance with Section 517, Hightower Luminaire Foundations.

SECTION 507

BRIDGE RAILING

Special Provisions

507-2.01  Materials.  Delete in its entirety and substitute the following:

Steel.  Metal pipe handrailing on the bridge rail shall conform to the requirements of Section 722, Bridge Railing.

Concrete.  Concrete for cast-in-place concrete barriers shall be Class A concrete and shall conform to the applicable requirements of Section 501.  The surface finish of the barriers shall conform to the requirements of a rubbed finish, or an architectural finish as shown on the plans or specified under subsection 501-3.05, Forms.

Reinforcing Steel.  Reinforcing steel shall conform to the requirements of Section 503 and shall be epoxy coated.

507-3.01  Construction Requirements.  Add the following:

Concrete.  Casting of the concrete rail shall conform to the requirement of Section 501, Structure Concrete.

Reinforcing Steel.  Reinforcing steel shall conform to the requirement of Section 503, Reinforcing Steel.

507-4.01  Method of Measurement.  Delete in its entirety and substitute the following:  The number of linear feet paid for will be determined from the plan dimensions.  It shall include all concrete, reinforcing steel, and other materials required to construct the concrete bridge rail and concrete bridge median barrier as shown on the plans.

A portion of Type 3B and Type 4B, Offbridge Rail, is required at each end of the North Eagle River Overcrossing as detailed on the plans.  The length of Type 3B transition shall be measured and paid for as Item 507(4B), Concrete Bridge Rail, Type 2B, and the length of Type 4B transition shall be measured and paid for as Item 507(4A), Concrete Bridge Rail, Type 1B.

Lighting Pole Foundations will not be measured for payment.

507-5.01  Basis of Payment.  Add the following:  Payment for Concrete Bridge Rail will include full compensation for furnishing all labor, materials, and equipment required to construct the bridge rail.  This shall include the bridge rail concrete, reinforcing steel, and structural tubing, and will include reinforcing embedded in the slab or pathway, and extending into the railings, and all barrier reflector assemblies.

Payment for Lighting Pole Foundations will be subsidiary to Pay Item 507(4A), Concrete Bridge Rail, Type 1B.

Add the following pay items:

Pay Item No.         Pay Item             Pay Unit

507(4A)      Concrete Bridge Rail     Linear Foot

Type 1B

507(4B)      Concrete Bridge Rail,    Linear Foot

Type 2B

SECTION 508

MEMBRANE WATERPROOFING

Standard Modifications

508-2.01  Membrane Waterproofing.  Delete the second sentence of the first paragraph, beginning with "Membranes of the preformed type".

Delete Item 5, in its entirety and substitute the following:

5.	Petrotac, a specialty product of the Petromat System, m	anufactured by Phillips Fibers Corp., a subsidiary of Phillips 66 Co.

Petrotac is a non-woven polypropylene fabric pre-coated with a rubberized asphalt adhesive base.  The membrane is cold applied and requires a primer to provide bond with concrete surfaces and a mastic for sealing at lapped joints of the membrane, curb faces, expansion joints, drains and other termination points.  To insure compatibility of materials, the primer and mastic used shall be as designated by the membrane manufacturer.  The preformed membrane is supplied with a release paper which must be removed as the application proceeds. (05/12/89)

508-3.01  Application of Membrane Waterproofing.  Delete the third sentence in the second paragraph under Item 3., which begins with "Chevron industrial membrane".

Change the heading of Item 4. to read: "4.  Application of Protecto Wrap, Bituthene, Royston membrane or Petrotac."

Delete Item 6., in its entirety. (5/12/89)

Special Provisions

508-5.01  Basis of Payment.  Delete the second paragraph and substitute the following:  Payment for Pay Item 508(1), Membrane Waterproofing will be subsidiary to Pay Item 502(1), Prestressed Concrete Structural Members.

Add the following Section:

SECTION 517

HIGHTOWER LUMINAIRE FOUNDATIONS

Special Provisions

517-1.01  Description.  This work shall consist of furnishing and constructing the hightower luminaire foundations in reasonably close conformity with the lines, grades, and dimensions shown on the plans or as established by the Engineer.

The Contractor has the option of installing either the steel pile or concrete foundation option as detailed on the drawings.

517-2.01  Materials:  Materials furnished for the hightower luminaire foundations shall conform to the following sections of the Standard Specifications or Special Provisions.

Concrete               Section 501

Reinforcing Steel      Section 503

Structural Steel       Section 504

Steel Piles            Section 505

517-4.01  Method of Measurement.  The Anchor Bolts and Steel Pile utilized in the hightower luminaire foundations will be included in Pay Item 517(1), Hightower Luminaire Foundations.

517-5.01  Basis of Payment.  Payment for the hightower luminaire foundations shall be made under:

Pay Item No.     Pay Item                 Pay Unit

517(1)      Hightower Luminaire Foundation   Each

SECTION 602

STRUCTURAL PLATE PIPE

Special Provisions

602-5.01  Basis of Payment.  Add the following pay item:

Pay Item No.         Pay Item             Pay Unit

602(4)   Structural Plate Underpass  Linear Foot

Span 13'-10", Rise 12'-2",

Gage 12

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-2.01  Materials.  Add the following:  Culvert marker posts shall be a nonflammable rigid fiberglass reinforced polymer composite with the dynamic flexibility to self-erect after repeated vehicular impacts.  The color shall be blue with no other markings.  The nominal 2-1/2 by 72-inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9-inches.  It shall remain resilient in temperature extremes of -140 to +140 degrees F, and be unaffected by ultra violet exposure.

603-3.06  Culvert Marker Posts.  Add the following subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30-inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or at the locations as directed by the Engineer.  42-inches of post shall remain above the ground after driving.

603-4.01  Method of Measurement.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01  Basis of Payment.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to the pipe item.

SECTION 604

MANHOLES, INLETS, AND

CATCH BASINS

Special Provisions

604-3.01  Construction Requirements.  Add the following to the beginning of the second paragraph:  All access manholes, regardless of type, that fall within a concrete sidewalk or asphalt pathway shall be constructed with a frame and cover cast with a rough cobbled grit surface, or specifically designed to hold fill.  The recessed covers shall be depressed a minimum of 1-inch, and be suitable for concrete or asphalt fill, as applicable.

Add the following to the fifth paragraph referencing the reconstruction of manholes:

5.	The work necessary to rotate the cone or reducing slab to align the manhole or inlet casting as detailed on the plans.  To align the access stairs, the Contractor will have the option of rotating the barrel sections or installing new steps.

6.	The work and materials necessary to salvage the frame and grate, to remove and dispose the reducing slab and adjusting rings, and to install a new cover slab.

Add the following:  Where the plans indicate the top of manhole elevations, the Contractor shall field verify the exact elevations.  Rotating and adjusting manholes to the required location and grade shall be subsidiary to the cost of installing manholes.

Those manholes which by design must fall within the paved roadway surface shall be aligned such that the casting will not be in the wheel tracks of any driving lane, or the flow line of the gutter pan.

When new pipe is installed in an existing manhole, a hole shall be cleanly cut at the invert elevation given on the plans and 2-inches larger than the outside diameter of the new pipe.  The joint shall then be grouted with non-shrinking cement mortar.  The downstream pipe in manholes shall be screened to prevent mortar or other debris from entering the system.

All curb inlet structures shall have a 3-inch formed hole approximately 2-feet below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation.  The Contractor shall be responsible for keeping the openings functional, which may require temporary dikes, RMC extensions, etc, as necessary.  These holes shall be filled with grout upon final paving.

Standard drainage structure steps shall be cast during structure pour or installed before concrete hardens.

Each precast concrete barrel section, precast concrete eccentric cone section, concrete adjusting ring, and manhole frame set, installed, reconstructed or relocated shall be sealed by use of a premolded plastic gasket pipe joint sealer manufactured in accordance with Federal Sepcifications SS-S-210A or AASHTO M-198.  Use and installation of premolded plastic gaskets for manhole construction shall be strictly in accordance with the manufacturer's printed instructions.  Gaskets shall be trimmed on the inside of the manhole to prevent the excess gasket material from entering the lines.

604-4.01  Method of Measurement.  Add the following:  Frames, grates and lids will not be measured for payment.

604-5.01  Basis of Payment.  Add the following:  Frames, grates and lids are subsidiary to the drainage structure.

Delete pay item No. 604(1), Storm Sewer Manhole and add the following new pay item:

Pay Item No.        Pay Item              Pay Unit

604(1)      Storm Drain Manhole, Type ___   Each

(9/1/89)

SECTION 606

GUARDRAIL

Special Provisions

606-1.01  Description.  Add the following:  This work shall also consist of installing breakaway cable terminals, and guardrail/bridge rail connections at the locations shown on the plans.

606-3.01  Posts.  Add the following:  The foundation type for the Breakaway Cable Terminal Posts shall be the "steel post embedment-soil or concrete" option as shown on Standard Drawing G-18.

606-3.02  Rail Elements.  Add the following to the first paragraph:  Guardrail elements shall be factory bent for all radii less than 75-feet.

606-3.08  Length of Need Verification.  Add the following subsection:  After shaping the slopes and staking all proposed guardrail locations, the Contractor shall notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer prior to installation.  The Engineer may determine that additional guardrail is necessary, and the Contractor shall comply without delay.  (3/17/86)

606-4.01  Method of Measurement.  Delete the third paragraph and replace with the following:  Breakaway Cable Terminals shall be measured per each installation which shall include anchor cable assembly, terminal posts, terminal end, and all associated hardware.  Rail elements, standard posts, and blocking for Breakaway Cable Terminals shall be measured as Beam Type Guardrail.

Add the following:  Guardrail/Bridge rail Connections shall be measured per each installed in place.  Each guardrail/bridge rail connection shall include a 12.5 foot section of thrie beam guardrail, thrie beam to standard w-beam transition, thrie beam transition bracket, posts and all associated hardware.

606-5.01  Basis of Payment.  Add the following pay items:

Pay Item No.           Pay Item            Pay Unit

606(8)        Breakaway Cable Terminal    Each

606(12)       Guardrail/Bridge rail       Each

Connection

SECTION 608

SIDEWALKS

Special Provisons

608-1.01  Description.  Add the following:  This work shall also consist of the construction of asphalt pathways and median paving in reasonably close conformity with the plans.

The Engineer reserves the right to vary the location in the field of the asphalt pathway.  Pathway design shall conform to AASHTO Guide for Development of New Bicycle Facilities, 1981.

Concrete bus stop shelter pads shall be placed at those bus stops indicated on the plans or as directed by the Engineer.

608-4.01  Method of Measurement. Add the following:  Asphalt cement utilized in asphalt pathways and median paving will be included under Pay Item 608(8), Asphalt Pathways and Medians.

Additional asphalt pavement used for matching existing surfaces such as paved parking lots behind a new sidewalk/pathway will be measured and paid under this Section.

Concrete bus stop shelter pads will be measured by each unit installed and approved by the Engineer.

608-5.01  Basis of Payment.  Add the following:   Asphalt pathways and median paving will be paid by the ton under Item 608(8), Asphalt Pathways and Medians. Bed Course materials, as detailed on the plans, will be furnished, placed and paid under their respective bid items.

Add the following pay items:

Pay Item No.           Pay Item              Pay Unit

608(7)         Bus Stop Shelter Pads        Each

608(8)         Asphalt Pathways and         Ton

Medians

SECTION 611

RIPRAP

Special Provisions

611-1.01  Description.  Add the following:  This work shall include furnishing and placing of selectively sized stones to create rock weirs in accordance with the plan details.

611-2.01  Materials.  Add the following:

5.	Rock Weir, Type I.  Individual rocks shall range in size from 8 to 10 inches least dimension.

6.	Rock Weir, Type II.  Individual rocks shall range in size from 150 to 200 pounds.

611-4.01  Method of Measurement.  Add the following:  Rock weirs will be measured for each rock weir constructed and accepted in place.

611-5.01  Basis of Payment.  Add the following:  Payment for rock weirs will be made under the following:

Pay Item No.              Pay Item             Pay Unit

611(4)            Rock Weir, Type ___          Each

SECTION 615

STANDARD SIGNS

Special Provisions

615-2.01  Materials.  Add the following to the end of the first sentence of the fifth paragraph, "and the Alaska Traffic Manual."

Delete the seventh paragraph and substitute the following:  All metal sign posts other than perforated steel tubes and wide flange posts shall be equipped with slip bases, unless multi-directional breakaway load concentration couplings are called for on the plans.  Wide flange posts shall always be equipped with multi-directional breakaway load concentration couplings.

615-3.01  Construction Requirements.  Add the following:  All existing sign panels, posts and hardware not required for the new roadway, as determined by the Engineer, shall be removed and delivered to the DOT-PF Maintenance Station at 5700 E. Tudor Road, Anchorage.

615-3.02  Sign Placement and Installation:  Add the following:  Existing signs shall not be removed until new signs providing the same information to motorists have been installed.  If necessary, they may be temporarily relocated to a location approved by the Engineer.  They shall be maintained until they are no longer needed.

615-5.01  Basis of Payment.  Add the following:  Maintaining existing signs until they are no longer needed and temporary relocation of existing signs will not be paid directly, but shall be subsidiary to Item 615(1), Standard Signs.

SECTION 618

SEEDING

Special Provisions

618-1.01   Description.  Delete this subsection and substitute the following:  All new or disturbed slopes and any other areas directed by the Engineer will be overlaid with topsoil and seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, and fertilizer.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01  Materials.  Add the following:  Mulch shall conform to the requirements of subsection 727-2.01.

618-3.01  Soil Preparation.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be completed as soon as topsoil is placed on the slopes.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is on wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not traverse the wetlands.  The performance of this work is incidental to seeding and will not be paid for directly.

618-3.03  Application Method.  Add the following:  Seed, mulch and fertilizer shall be applied as shown in the following table per 1,000 square feet.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  If the hydraulic method for seed and mulch is used for seed mix, type A, it shall be made in one application.   Fertilizer used with seed mix, type A, shall be applied by the hydraulic method.

The Contractor shall apply all seeds and fertilizer required for seed mix, type B by dry methods.

Application

Item              Ingredients           Rate Lbs/MSF

SEED MIX, TYPE A

Seed for       Bering Hairgrass (Norcoast)    0.40 lb.

roadside       Red Fescue (Arctared)          0.20 lb.

revegetation   Kentucky Bluegrass (Nugget)    0.30 lb.

Annual Ryegrass (Lolium)       0.10 lb.

Alsike or Dutch White Clover   0.05 lb.

Baby Blue Eyes (Nemophilia

Menzeisii)                   0.05 lb.

Sun Flower (Helianthus Annus)  0.05 lb.

Ox Eye Daisy (Chrysanthemum

Leucanthemum)                0.03 lb.

Iceland Poppy (Papaver

Nudicaule)                   0.03 lb.

TOTAL =      1.21 lbs/MSF

Mulch                                         35.0 lbs.

Fertilizer     20-20-10                       12.0 lbs.

SEED MIX, TYPE B

Seed for       Bering Hairgrass (Norcoast)    0.40 lbs.

Wetlands       American Sloughgrass (Egan)    0.60 lbs.

Alsike or Dutch White Clover   0.05 lb.

Baby Blue Eyes (Nemophilia

Menzeisii)                   0.05 lb.

Sun Flower (Helianthus Annus)  0.05 lb.

Ox Eye Daisy (Chrysanthemum

Leucanthemum)                0.03 lb.

Iceland Poppy (Papaver

Nudicaule)                   0.03 lb.

TOTAL =      1.21 lbs/MSF

Fertilizer     20-20-10                       12.0 lbs.

The Contractor shall not remove the required tags from the seed bags.

618-3.04  Maintenance of Seeded Areas.  Add the following:  A reapplication of fertilizer shall be applied with water between May 1 and September 15 of the year following seeding at a rate of one-half the initial application.

618-4.01  Method of Measurement.  Delete the second and third sentences of the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (Dry Measure) accepted in place.  The amount of mulch and fertilizer used in this work, including any required reseeding will be subsidiary to this item and will not be measured separately for payment.

618-5.01  Basis of Payment.  Add the following:  Fertilizer and mulch as described above, shall be included in the unit price paid for the item of Seeding.  Topsoil shall be paid under Item 620(1), Topsoil.

(9/1/89)

SECTION 620

TOPSOIL

Special Provisions

620-2.01  Materials.  Add the following:   Prior to seeding, the topsoil shall be tested for pH.  If the pH is less than 6.0, limestone shall be added in accordance with Table 726-1, Limestone Requirements.

(9/1/89)

SECTION 621

PLANTING TREES, SHRUBS AND VINES

Special Provisions

621-1.01  Description.  Delete this subsection and substitute the following:  This work shall consist of furnishing and planting willow cuttings and tree seedlings of the type shown and in reasonable conformance with the plans.

621-2.01  Plant Stock.  Add the following:

7.	All willow cuttings shall be one of the following species:

a.	Feltleaf Willow (Salix Alaxensis)

b.	Pacific Willow (Salix Lasiandra)

c.	Scouler Willow (Salix Scouleriana)

d.	Barclay Willow (Salix Barclayi)

8.	Tree seedlings shall be one of the following type species:

Spruce:		a.	White Spruce (Picea Glauca)

b.	Black Spruce (Picea Mariana)

c.	Sitka Spruce (Picea Sitchenis)

Birch:		a.	Alaska Paper Birch (Betula Papyrifera 				Var Humilis)

b.	Kenai Birch (Betula Papyrifera Var 				Kenaica)

Pine:		a.	Lodgepole Pine (Pinus Contorta Var 				Latifolia)

b.	Scots Pine (Pinus Sylevstris)

Larch:		a.	Siberian Larch (Larix Sibirica)

621-2.02  Fertilizer.  Add the following:  A slow release, high nitrogen (e.g., 16-8-8, 22-8-2, etc.) fertilizer in tablet, briquette, or spike form shall be used with all willow cuttings and tree seedlings.

621-3.01  Temporary Storage.  Add the following to the second paragraph:  Locally obtained willow cuttings and tree seedlings shall be kept in cold storage at a temperature below 32 degrees F, until 24 hours prior to planting.  Storage should be in plastic bags with a wet paper towel wrapped around the bases to prevent drying.

621-3.03  Planting.  Delete the first paragraph under 1. and substitute the following:  a.  Locally Grown:  When native species which are locally grown are furnished for the project, they shall be planted between the period of May 1st and June 30th.  Cuttings for planting shall be harvested after the leaves drop in the fall of the year and before April 1st, of the following year.

Add the following to Item 2., Excavation:  No excavation is required for the willow cuttings or tree seedlings.

Add the following to Item 5., Placing Plants:  A shovel shall be inserted into the ground, pushed forward, a fertilizer tablet or briquette dropped to the bottom, and the cutting/seedling placed right side up in the ground behind the shovel so that at least three-fourths of the length will be buried.  The soil around the cutting shall be compacted.  If fertilizer spikes are used instead of tablets or briquettes, they shall be driven into the ground next to the cutting or seedling.

621-3.04  Period of Establishment.  Add the following:  A reapplication of fertilizer shall be applied by driving a fertilizer spike of the same chemical proportions as the initial application into the ground next to the cutting or seedling.  The reapplication shall be performed between May 1st and September 15th of the year following the planting.

621-5.01  Basis of Payment.  Add the following pay items:

Pay Item No.             Pay Item            Pay Unit

621(6)         Furnishing and Planting      Each

Willow Cuttings

621(7)         Furnishing and Planting      Each

Seedlings, Type ___

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01  Description.  Add the following:  For purposes of these Special Provisions, "AWWU" shall mean the Anchorage Water and Wastewater Utility, Engineering Construction Section, at (907) 564-2785.

In conjunction with working around and/or adjusting the AWWU water valves and valve boxes, the Contractor shall exercise due care.  Prior to commencement of work by the Contractor, AWWU shall check and correct deficiencies which may exist in any valve or valve box.  The Engineer and Contractor shall witness the condition and location of each valve or valve box.  Failure to partake in the inspection by the Contractor will result in his forfeiting all rights to deny damages at a later date during the course of the work.  Notice that the Contractor is ready for the above inspection shall be in writing to AWWU, giving at least  48 hours notice.  The Contractor shall furnish a copy of the above notice to the Engineer.

It shall be the Contractors responsibility to protect and maintain all valves and valve boxes in an operable condition during all phases of construction.  If at any time after the inspection as outlined above AWWU finds a valve or valve box damaged or rendered inoperable by the Contractor, the Contractor shall repair and clean them at his own expense.

627-3.04.  Add the following:  Valves shall be installed where shown on the plans.  Valves shall have the interiors cleaned of all foreign matter before installation.  If the valve is at the end of the line, it shall be plugged prior to backfilling.  The valve shall be inspected by AWWU's representative, in the open and closed positions to ascertain that all parts are in good working condition.

627-3.05.  Delete the first paragraph and substitute the following:  Valve boxes shall be installed over the valves as shown on the plans, with base section centered over the operating nut of the valve and resting on well compacted backfill.  Top section shall be so set as to allow equal movement above and below finished grade, final elevation to be 1/4-inch below finished grade of pavement unless otherwise directed.  Top of base secton shall be approximately on line with nut at top of valve stem, and the entire assembly shall be plumb.

Add the following after the second paragraph:  In areas where running sand is encountered, provisions shall be made to restrict sand from entering the bottom section of the valve box.

The Contractor shall expose all valve boxes for pre-final and final inspection.  After final inspection of the valves located in unpaved areas, sawdust shall be poured directly over the valve box lid and covered with gravel to facilitate location in the future.

627-5.01  Basis of Payment.  Add the following:  The unit bid prices will include all necessary excavation to plan grade, and backfill of native materials outside the normal lines of the roadway structural section.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(3), Unclassified Excavation.  Backfill to replace unsuitable material will be paid under Item 203(6-A), Borrow, Type A.

SECTION 639

DRIVEWAYS

Special Provisions

639-3.01  Basis of Payment.  Add the following:  Payment for public approaches will be made under the following:

Pay Item No.            Pay Item             Pay Unit

639(3)            Public Approaches          Each

(9/1/89)

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-3.01  Basis of Payment.  Add the following:  Preparation of the CPM work schedule and two week work plans and providing a spokesperson for meetings in accordance with Section 108, will not be paid for directly, but will be subsidiary to Item 640(1) Mobilization and Demobilization.

SECTION 641

TEMPORARY EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  Description.  Add the following: Silt fence shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of Subsection 107-1.11, Protection and Restoration of Property and Landscape.  Additional silt fencing may be required at any upland site as directed by the Engineer.

641-1.03  Materials.  Add the following subsection:  The silt fence filtration material shall meet the following minimum requirements:

Equivalent Opening Size (EOS)

U.S. Standard Sieve        COE CW02215     30-100

Mullen Burst Strength      ASTM  D-3786    200 psi

The silt fence support framework shall be finished 4 x 4-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6 x 6 W1 x W1 or as approved by the Engineer.

641-2.01  Construction Requirements.  Add the following:  The Contractor shall be responsible for the containment, cleanup, and disposal of all construction-related discharges of petroleum fuels, oil, and/or other hazardous substances to the land and water.  The temporary erosion and pollution control plan shall address the measures the Contractor shall implement in the containment, cleanup, and disposal of such substances as well as the methods to be utilized for disposing of waste oil or other hazardous substances generated by construction equipment or activities.  The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.  The plan shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

The silt fence shall be installed at locations and as detailed on the plans immediately prior to any work that might cause contamination.  Supplemental fencing may be required depending upon conditions and weather encountered.  The fabric fence shall be hung on a temporary framework imbedded into the ground a sufficient depth to support the system.  The bottom of the fence shall be anchored either with a continuous row of sandbags filled with clean coarse gravel or by extending the fabric into a trench and backfilling the trench to secure the bottom of the silt fence.  Top of silt fence will be a minimum of one foot above Ordinary High Water where fence is installed in a waterbody.  Upon completion of work in the waterbody, the area behind the fence shall be allowed to settle the suspended material for a minimum of two (2) days before the silt fence is removed.  Top of silt fence will be a minimum of two feet above ground surface where fence is installed on land.  The fences shall be slowly rolled and disposed of off the project upon completion of construction of each site.

The silt fence shall be removed until adequate vegetative growth insures no further erosion of the slopes.  The fabric shall be cut off at ground level, and the wire and posts shall be removed.  The sediment shall be removed to an uplands area where erosion is unlikely, and the sediment spread, seeded, and protected (mulched) immediately.

641-2.02  Best Management Practices.  Add the following subsection:  Erosion and sediment control measures are more easily accomplished if construction operations are properly scheduled.  Operations should be planned, when possible, for that time of year when potential for erosion is low.

There are a number of factors to consider and operations to schedule in the development of an acceptable Erosion and Polution Control Plan.  These include, but are not necessarily limited to the following:

1.	Clearing by cutting, slashing and disposing of the trees and other debris.

2.	Installation of temporary erosion and sediment control measures on the downhill side of the construction work area before building the embankment or excavating a slope.

3.	Construction of temporary drainage ditches to convey off-site drainage through the work area and diversion of the flow before excavating for the permanent drainage structure.

4.	Installation of all erosion and sediment control measures at the toe of embankment and excavation operations.  Silt fences are a structural method for providing temporary erosion and sediment control.

5.	Construction of the embankment in horizontal lifts, providing protection from erosion by temporarily or permanently mulching and seeding the slopes in vertical increments, preferably of no more than 10-feet.  Keep the top of the work area shaped and compacted so that surface water will run off without causing serious erosion should a storm occur.  At the end of each day's work or before a storm, berms and temporary downdrains must be constructed to control the release of on-site drainage.

6.	Excavation operations should be performed in the same manner as the embankment operation with the exception of slope drains and compaction.  This operation will release on-site drainage at a point where appropriate control measures have been installed.  The excavated slope must be finished as it is constructed and incrementally protected and seeded.

7.	Shaping and compacting of the embankment surface or cut when the area reaches subgrade elevation.  Surface runoff should be controlled by berms and ditches and release through temporary pipes or ditches.  Detain sediment-laden runoff and trap sediment before releasing runoff from the construction area.

8.	Inspection and maintenance of each erosion and sediment control measure should be performed after each significant storm.  Silt fences should be inspected periodically for damage, such as tearing by wind, animals or equipment, and for the amount of sediment which has accumulated.  Removal of the sediment is generally necessary when it reaches half the height of the silt fence.  In situations where access is available, machinery can be used; otherwise it must be removed manually.  The key elements to remember are:

a.	The sediment deposits should be removed when heavy rain or high water is anticipated.

b.	The sediment removed should be placed in an area where there is little danger of erosion.

641-3.01  Method of Measurement.  Add the following:  Silt fence will be measured by the linear foot along the top of the fence.

641-4.01  Basis of Payment.  Add the following:  Payment for item 641(2), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, maintain and remove the silt fence in accordance with these specifications.

Payment will be made under:

Pay Item No.           Pay Item           Pay Unit

641(2)              Silt Fence         Linear Foot

(5/9/90)

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix B.

642-4.01  Method of Measurement.  Add the following:  Pay Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed by written order of the Engineer.  The quantities shown on the Bid Schedule for this item are for bidding purposes only, and the actual quantity in the field may vary as directed.  It is not intended to cover survey costs due to minor overruns (10 percent or less) in items which require staking of individual installations such as culverts, guardrail, approaches, signs and drainage structures, etc.

642-5.01  Basis of Payment.  Add the following:  If staking for extra, additional or unanticipated work as stated above is performed by a two person survey party, payment will be made at seventy-five (75) percent of the bid amount per hour for Item 642(2), Three Person Survey Party.  If a single person is required for additional office computations or there is work requiring only one person, payment will be made at thirty-two (32) percent of the bid amount per hour for  item 642(2).

(9/1/89)

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  Traffic Control Plan.  Add the following to the third paragraph:  All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Safety Supervisor.

643-2.01  Materials.  Add the following under Item 3., Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8-feet.

Under Item 7., Traffic Cones, delete the second sentence and substitute the following:  Traffic cones shall be a minimum height of 28 inches.  Tubular markers shall be a minimum height of 36 inches.

Delete Item 8., Work Zone Pavement Markings, in its entirety and substitute the following:

8.  Work Zone Pavement Markings.  Work zone pavement markings shall be either paint conforming to Section 708, Paints, and Subsection 712-2.14, preformed pavement markings (removable or non-removable) or temporary raised pavement markers conforming to Section 712, Miscellaneous.  The markings shall be applied in accordance with Section 670, Traffic Markings, and the manufacturer's recommendations.

643-3.03  Public Notice.  Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  All advertisements shall be published in the following newspapers:

1.	Anchorage Daily News,

2.	Anchorage Times

3.	Eagle River Star

4.	Frontiersman

5.	Valley Sun

The Contractor shall indicatd on the ad order a first preference for the local news section, and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

643-3.04  Traffic Control Devices.

Delete paragraph 4. in its entirety and substitute the following:

4.  Work Zone Pavement Markings.  Work Zone Pavement Markings shall be installed in accordance with the Alaska Traffic Manual and shall consist of either Permanent Pavement Markings or Temporary Pavement Markings.

Permanent or Temporary Pavement Markings shall be placed before opening the traveled way to public traffic on all new and overlay Hot Asphalt Concrete Pavement projects, or whenever pavement delineation has been obliterated or worn off (centerline or lane lines).

Conflicting pavement markings shall be removed in accordance with Section 670, Traffic Markings.  Removal shall be by burning, grinding, sandblasting or other approved method.  Painting over existing striping does not meet the requirement for removal.  Construction shall be staged so that no traffic is routed over conflicting markings.

All Permanent Pavement markings shall be completed before work is suspended for the winter or a period of time in excess of three weeks.  They shall be applied at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan or directed by the Engineer.  Lines and markings to be replaced at their existing locations shall be referenced by the Contractor, at his expense, prior to performing any work that may disturb them.

Temporary Pavement Markings shall consist of marking the work zone in accordance with this subsection, the traffic control plans, and Parts III and VI of the Alaska Traffic Manual.

All interim paving lifts that will be opened to traffic more than three weeks before the final pavement surface is applied, temporary pavements, and detours shall be marked as though a permanent condition existed before being opened to public traffic.  No exceptions to the requirements of the Alaska Traffic Manual for permanent pavement markings shall be allowed.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required.

Temporary Pavement Markings will be required for short-term operations.  Short-term operations are those that will last longer than one continuous work shift and will continue for a time period not to exceed two weeks following the completion of the mainline paving.  Temporary pavement markings for short-term operations shall conform to the requirements of the Alaska Traffic Manual for permanent markings with the following exceptions:

a.	Broken line pavement markings shall conform to the following Table 643-1A, Short-Term Markings In Safe Passing Areas.  This applies to  both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

b.	No-passing zones shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs and temporary raised pavement markers conforming to the following Table 643-1B, Short-Term Markings in No Passing Areas, until permanent no-passing markings can be placed.  The signs shall be supplemented with two 18 inch by 18 inch, minimum size, fluorescent red-orange flags mounted above the signs.  The signs shall be mounted so that the bottom of the sign is at least 5 feet above the adjacent roadway.  This method of marking no passing areas may be used with Annual Average Daily Traffic (AADT) up to 2000 vehicles per day.

c.	It will not be necessary to install arrows, legend, stop lines, crosswalks, or right edge line markings.  Railroad crossing markings should be considered for areas that have sight restrictions or high accident experience.  Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps.  All other types of markings are required.  These include channelizing lines and gore area outlines.

Temporary Pavement Markings may not be required for construction activities that will be completed within one continuous work shift if the roadway is adequately delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.  The Engineer shall determine the need for the Temporary Pavement Markings for these conditions.

TABLE 643-1A

SHORT-TERM MARKINGS IN SAFE PASSING AREAS

______________________________________________________________

|                  |     LENGTH OF       |       SKIP          |

|    MARKING       |     MARKINGS        |      SPACING        |

|    MATERIAL      |  NORMAL  |  SEVERE* |  NORMAL  |  SEVERE* |

|                  | CURVATURE| CURVATURE| CURVATURE| CURVATURE|

|                  |          |          |          |          |

|    REMOVABLE     |          |          |          |          |

|PRESSURE SENSITI  |  4 Feet  |  2 Feet  |  36 Feet |  18 Feet |

|  MARKING TAPE    |          |          |          |          |

|                  |          |          |          |          |

|                  |          |          |          |          |

|    TEMPORARY     | 2 units  | 2 units  |          |          |

| RAISED PAVEMENT  | 4 Foot   | 2 Foot   |  36 Feet |  18 Feet |

|     MARKERS      | on center| on center|          |          |

|                  |          |          |          |__________|

*Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for the motorist to reduce their speed 15 miles per hour below the 85th percentile speed.

TABLE 643-1B

SHORT-TERM MARKINGS IN NO PASSING AREAS

_______________________________________________________________

| MARKING MATERIAL  |  NORMAL CURVATURE  |  SEVERE * CURVATURE |

| TEMPORARY RAISED  |       1 UNIT       |         1 UNIT      |

| PAVEMENT MARKERS  |  40 FOOT ON CENTER |  20 FOOT ON CENTER  |

*SEVERE CURVATURE:  When the degree of curvature is 5 or greater or when it is necessary for the motorist to reduce their speed 15 miles per hour below the 85th percentile speed.

Add the following:  9.  Construction Equipment. The Contractor shall address in an approved Traffic Control Plan any measures necessary to safely incorporate the travelling public with construction equipment not meeting the stipulations contained in Subsection 105-1.12, Load Restrictions. (7/11/88)

643-3.08  Construction Sequencing.  Delete this subsection in its entirety and substitute the following:  Blue Spruce Drive and Terrace Lane shall not be used as haul roads.  Portable concrete barriers shall be placed during off-peak hours and the lane adjacent to the barrier placement shall be closed until the barrier is in place and properly pinned together.

Approved Traffic Control Plans will be required for all restrictions to traffic such as a reduction in the number of lanes, a one lane road operation, or a detour.  Restrictions to traffic will not be allowed during the peak hours as described below:

1.	Sunday from 3:00 PM to Monday at 3:00 AM.

2.	Monday through Friday from 6:00 AM to 8:00 AM.

3.	Monday through Thursday from 4:00 PM to 6:30 PM.

4.	Friday from 3:00 PM to Saturday at 3:00 AM.

5.	Around any holiday as described below:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above  stipulations apply from 3:00 PM on the Friday before the holiday  to 3:00 AM on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply  from 3:00 PM on the Tuesday before the holiday to 3:00 AM on the  Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above  stipulations apply from 3:00 PM on the day before the holiday to  3:00 AM on the Monday after the holiday.

6.	During the Alaska State Fair:

a.	Mondays through Thursdays from 6:30 PM to 11:00 PM.

b.	Fridays at 6:30 PM through Mondays at 3:00 AM

During overhead operations, such as placement of girders, underbridge work and bridge rail construction, the Contractor shall route traffic away from beneath the construction area.  These construction operations shall be performed only during off-peak hours.

A portable concrete barrier will be required if an excavation or fill area, as described in Subsection 643-3.04(1), exists within 8 feet from the edge of a traveled way.

643-4.01  Method of Measurement.  Add the following to Item 1:  Permanent Construction Signing will be measured by the calendar day and shall consist of furnishing all labor, tools, equipment, signs, sign supports, and incidentals necessary to install and remove the Permanent Construction Signing Plan detailed on the Plans.  The quantity to be paid for shall be the number of calendar days the Construction Signing Plan is installed, accepted and maintained in place.

Delete the second sentence of the first paragraph under Item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted and maintained in place during the life of this contract.

Delete the fourth sentence of the first paragraph under Item 2.

Delete the last sentence of the first paragraph under Item 3. and replace with the following:  The quantities to be paid for shall be the number of hours or days that the setups are installed, accepted and maintained in place during the life of this contract.

Add the following to Item 4.:  Earth berm end treatments will not be measured for payment.

Delete Item 6. and substitute the following:  	6.  Temporary Pavement Markings will be measured by the single stripe station.  A single stripe is a marking or a temporary raised pavement marker four inches in width.  Wider striping will be measured as multiples of four inches.  Centerline gaps will not be deducted from measurements.  Installation of any word and symbol markings as well as the removal of the temporary pavement markings will not be measured separately but will be subsidiary to this item.  The No-Passing Zone signing, as described in Subsection 643-3.04, 4.  Work Zone Pavement Markings, will not be measured separately but will be subsidiary to this item.

Delete paragraph 7. Seasonal Pavement Markings, in its entirety.

643-5.01  Basis of Payment.  Delete paragraph 1, Seasonal Pavement Markings under the second paragraph.

Delete Pay Item 643(14), Seasonal Pavement Markings.

Add the following:  Earth berm end treatment will not be paid for directly, but will be subsidiary to Pay Item 643(11), Portable Concrete Barrier.

Add the following pay item:

Pay Item No.        Pay Item              Pay Unit

643(7A)     Surface Mounted Tubular Marker     Day

SECTION 644

SERVICES TO BE FURNISHED

BY THE CONTRACTOR

Special Provisions

644-2.01  Field Office.  Revise this subsection to read:  The project office shall have a minimum 1,000 square feet of floor area, 100 square feet of window area, a thermostatically controlled interior heating system, and attached indoor plumbing.  There shall be adequate parking for a minimum of 16 vehicles.  The office shall be located within one (1) mile of the project and be made available for occupancy within 10 days of the receipt of Notice-to-Proceed through final acceptance.

644-2.02  Field Laboratory.  Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Modify the second paragraph to include the following:  The lab slab shall be 8 x 10-feet, and installed within an enclosed structure with an exhaust fan.

644-2.08  Water Sampling.  Add the following subsection:  Prior to initiating work around Fire or Carol Creeks, the Contractor will be required to retain an independent test laboratory to obtain water samples at the locations directed by the Engineer.  These samples shall be tested for color, turbidity and suspended solids, in accordance with the appropriate EPA test method, and the results shall be transmitted directly to the Engineer.

During construction samples shall be taken both above and below the site, and tested at intervals as directed by the Engineer (ie: hourly, daily or weekly) depending on the adjacent operation.  After completion of the work final samples shall be obtained and tested.

644-3.01  Method of Measurement.  Add the following:  Water sampling shall be reimbursed based on paid receipts for the authorized tests.

644-4.01  Basis of Payment.  Add the following:  Payment for water sampling will be made on the receipts for authorized samples plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to obtain samples and have tests performed.

Payment will be made under:

Pay Item No.        Pay Item             Pay Unit

644(7)         Water Sampling       Contingent Sum

(9/1/89)

Add the following section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  Description.  This Training Special Provision is in implementation of 23 U.S. Code 140(a).

As part of the Contractor's equal employment opportunity affirmative action program, the Contractor shall provide on-the-job training aimed at developing full journeymen in the type of trade or job classification involved.  The number of trainees to be trained under this contract is two.

645-2.01  Objective.  Training and upgrading of minorities and women toward journeyman status is a primary objective of this program.  Accordingly, the Contractor shall make every effort to enroll minority trainees and women to the extent that such persons are available within a reasonable area of recruitment and will be responsible for documenting such efforts in order to demonstrate compliance with this Training Special Provision.  This training commitment is not intended, and shall not be used, to discriminate against any applicant for training, whether a member of a minority group or not.

645-3.01  General.  The Contractor shall determine the distribution of the required number of trainees among the various work classifications based on his needs and the availability of journeymen within a reasonable area of recruitment.

It is the intention of these provisions that training is to be provided in the construction crafts rather than clerk-typists or secretarial-type positions.  Training is permissible in lower level management positions such as office engineers, estimators, timekeepers, etc., where the training is oriented toward construction applications.  Training in the laborer classification may be permitted provided that significant and meaningful training is provided and approved.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Reimbursement for offsite training indicated above may only be made to the Contractor where he does one or more of the following and the trainees are concurrently employed on a Federal-aid project; contributes to the cost of the training, provides the instruction to the trainee or pays the trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit his training proposal for approval, indicating the number of trainees to be trained in each selected classification and the training program to be used.  Furthermore, the Contractor shall specify the starting time for training in each of the classifications.  To this end, completed certification forms, appropriate to the classifications selected, shall be submitted for each trainee.

1.	Trainees in apprenticeship programs currently approved by the U.S. Department of Labor shall be entered on Form 25A311 "Contractor's FHWA Apprenticeship Certification."

2.	Trainees not in approved apprenticeship programs, including laborers and teamsters, shall be entered on Form 25A310 "Contractor's FHWA OJT Certification."  These trainees shall receive at least 500 hours training on the project.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor and approved by the Department.  The Department shall approve any program which will reasonably qualify the trainee for journeyman status in his classification by the end of the overall training program, and which conforms to the Contractor's equal employment obligations.  Existing approved programs shall be considered acceptable except in those cases where the Department has determined that the program is not being administered in a manner consistent with the equal employment obligations stipulated in Federal-Aid provisions.

It is normally expected that a trainee will begin his training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist in his work classification or until he has completed his training program.  It is not required that all trainees be on board for the entire length of the contract.  A Contractor will have fulfilled his responsibilities under this Training Special Provision if he has provided acceptable training to the number of trainees specified.

If, in the judgement of the Contractor, a trainee becomes proficient enough to qualify as a journeyman before the end of the prescribed training period, and the Contractor so employs such trainee, the individual training program will be considered completed.

The Contractor shall furnish each trainee a copy of the program he will follow during training on the project, and with a certification showing the type and length of training satisfactorily completed.  No employee shall be employed as a trainee in any classification in which he has successfully completed a training course leading to journeyman status, or in which he has been employed as a journeyman.

The Contractor shall advise all employees and applicants for employment of available training programs and entrance requirements for each.

The Contractor shall periodically review the training and promotion potential of minority group and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each trainee.

645-3.02  Wages.  Trainees will be paid at least 60 percent of the appropriate minimum journeyman's rate specified in the contract for the first half of the training period, 75 percent for the third quarter of the training period, and 90 percent for the last quarter of the training period,  unless apprentices or trainees in an approved existing program are enrolled as trainees on this project.  In that case, the appropriate rates approved by the U.S. Departments of Labor or Transportation in connection with the existing program shall apply to all trainees being trained for the same classification who are covered by this Training Special Provision.

645-3.03  Subcontracts.  In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the trainees are to be trained by the subcontractor.  Any such subcontracts shall include the appropriate training provisions and pay item.  However, primary responsibility for meeting the training requirements imposed remains with the Contractor.

645-4.01  Method of Measurement.  The Contractor will be credited for each approved trainee employed by him on the project and reimbursed on the basis of man-hours worked, as listed in the certified payrolls.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  Basis of Payment.  Payment will be made at the contract unit price for each accepted man-hour of training performed.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment may be made for training persons in excess of the number specified herein, when approved by the Engineer.

Payment will be made following completion of each approved training program for the project.  No payment will be made to the Contractor if he fails to provide the required training or fails to hire the trainee as a journeyman upon completion of the program, and if such actions indicate a lack of good faith in meeting these requirements.

Payment will be made under:

Pay Item No.          Pay Item          Pay Unit

645(1)          Training Program      Man-Hour

(8/1/88)

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.01  Description.  Add the following:  Item 660(11) Salvage Existing Electroliers consists of removing poles, mastarms, and luminaires and delivering them to the D.O.T.-PF Maintenance Station at 5700 E. Tudor Road.

Item 660(12), Electrolier Relocation, consists of removing, relamping and reinstalling electroliers on new foundations at the locations shown on the plans.  It also includes the installation of all conduit, conductor, j-boxes, and other material necessary to make the electroliers operational.  New foundations shall be constructed in accordance with the Standard Drawings and details.  Existing luminaires, ballasts, and lamps shall be salvaged.  New luminaires, ballasts, and lamps shall be installed.

Existing foundations of poles to be salvaged or relocated shall either be removed or obliterated to a depth of at least one foot below final grade.

660-1.05  Maintaining Existing and Temporary Electrical Systems.  Delete this subsection in its entirety and add the following:  The Contractor shall provide all work required to maintain the existing and temporary:  traffic signal, highway lighting, flashing beacon, and sign illumination systems.  They shall be kept in effective operation during the progress of the work, except when shutdown is permitted to allow for alterations or final removal of the systems.  Systems shall be considered in effective operation when there are no damaged, inoperative, or malfunctioning components, and they operate as designed.  The State will pay for all electricity required for the operation of the systems, if they are in effective operation and the public benefits from their operation.  Replacement equipment shall be compatible with existing equipment used in the Region.

Signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets shall be relocated or replaced whenever they are closer than 6-feet to the travelled way.

During the various phases of construction, the Contractor shall shift the signal heads as required so they are aligned both horizontally and vertically with the approaches in accordance with the following:

1.	For a signal mounted overhead, the height above the travelled way to the bottom of the signal shall be at least 17.5 to no more than 19.0-feet.

2.	For a side mounted signal, the height above the travelled way to the bottom of the signal shall be at least 9 to no more than 11-feet.

3.	An overhead signal controlling a single lane shall be in line with the center of the lane.

4.	The overhead signal controlling two lanes and each of the two overhead signals controlling three lanes shall be in line with the stripe separating the lanes.

5.	If, when the travelled way is moved, the side mounted far right signal head is located such that the horizontal angle to it from the center of the farthest left through lane at the stop bar exceeds 20 degrees, then it shall be moved to an overhead location.  If there are two or three through lanes, then all overhead signal heads shall be realigned so that one is centered over each lane.  If there is one through lane, then the former side mounted signal head shall be located 8 feet to the right of the existing overhead signal.

6.	For a pedestrian signal, the height above the travelled way to the bottom of the signal shall be at least 7 to no more than 9 feet.

7.	All signal heads shall be aimed so they conform with Subsection 660-4.01, Installation Details.

Signal system shutdowns shall be limited to periods during normal working hours as specified in Section 643, Traffic Maintenance, during which flag control shall be used.  Lighting system shutdowns shall not interfere with the regular lighting schedule.  Local traffic enforcement and maintenance agencies shall be notified prior to any shutdown of a traffic signal system.

When the Contractor begins work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include repair of any damage prior to the date of the transfer of maintenance responsibility.  Therefore, before commencing work on the project, the Contractor should inventory the condition of the existing equipment and present written documentation of all damaged, inoperative, and malfunctioning electrical equipment.  This equipment shall be inspected jointly by the Engineer and the Contractor.  If the Contractor begins work before he provides the Engineer with an inventory, he waives the right to claim extra compensation when any component is later found to be damaged, inoperative, or malfunctioning.

At the Preconstruction Conference  the Contractor shall furnish the Engineer with the name and phone number of the person responsible for maintaining existing and temporary electical facilities.  This person shall be available at all times until the date of Acceptance for Traffic and Maintenance and have access to all labor, materials, and equipment required to complete any repair.

Repair work on traffic signals shall begin within one hour of notification.  If repairs are not completed as required, then the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor.  The Contractor shall maintain a hand printed record of all work performed on the signal system in the diary found in each controller cabinet.  Each entry shall include the following:

1.	The date(s) and time(s) the changes or maintenance operations began and were completed, and the names of the crew members completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the changes or performing maintenance.

The Contractor shall ascertain the location of existing conduit runs, buried cables, junction boxes, and all underground utilities before using equipment that may damage such facilities or interfere with any system.

Where roadways are to remain open to traffic and existing lighting systems are to be modified, the Contactor shall energize the modified circuit by sunset on the same day he retires the original circuit.

Where an existing system is being modified, work not shown on the plans or specified in the Special Provisions which the Engineer determines is necessary to keep all or any part of the existing system in effective operation will be paid for as extra work as provided in Subsection 109-1.05, Compensation for Extra Work.

When no longer required, the Contractor shall salvage all original and Department provided equipment in accordance with the plans and Subsection 660-6.07, Salvaging Electric Equipment, and remove all other materials used in the temporary systems from the project.

660-1.05(A)  Temporary Signal Systems.  Add the following subsection:  The Contractor shall keep the side mounted flasher system operational at the intersection of the Glenn Highway and the Access Road.  The flasher shall be operating for the duration of the project, except for shutdown due to change over from the existing to a temporary system, or from one temporary system to another.

A plan for each temporary signal system shall be submitted to and approved by the Engineer prior to implementation.  The temporary signal plan shall equal or exceed the system being replaced or modified.  That is, the plan shall not downgrade the number of signal heads.

The Contractor shall furnish and install all materials and miscellaneous hardware required to provide a functional flasher system.  All materials shall conform to the requirements of the plans and specifications.  Temporary equipment shall be compatible with existing equipment used in the Central Region.  Load centers shall be provided as required in Subsection 660-1.05(B), Temporary Illumination Systems.

Any or all of the components of the existing system may be used for the temporary flasher.  All signal faces shall be equipped with backplates and visors.  Splices shall be made only at the terminal blocks in the signal faces.

660-1.05(B)  Temporary Illumination Systems.  Add the following subsection:  The Contractor shall provide temporary illumination where there are existing lighting systems along both the Old and New Glenn Highways and also at the intersection of the Access Road and the Old Glenn Highway. Illumination shall be provided during the life of the contract at these locations when they are open to traffic.  The temporary lighting systems shall be operational by sunset on the same day the replaced system is retired, or the roadway is opened to traffic.

There are 13 existing electroliers along the Glenn Highway.  Temporary lighting shall be operational from the time the existing electroliers are removed until the hightower lighting system becomes operational.  The existing electroliers along the Old Glenn Highway will be re-used in the new system.  Temporary lighting will be required during the time that neither the new or existing systems are operational.

A plan for each temporary lighting system shall be submitted to and approved by the Engineer prior to implementation.  The temporary lighting plan shall equal or exceed the area of coverage, light level, and uniformity of the system(s) being replaced or modified, and at intersections, consist of a luminaire located on the far right for each through street approach and installed adjacent to the through street radius returns.  The through street is the street with the vehicular right-of-way; both streets shall be considered through at signalized intersections and four-way stops.

The Contractor shall furnish and install all materials and miscellaneous hardware required to provide a functional lighting system, including electrical load centers.  All materials shall conform to the requirements of the plans and specifications, except that the branch conductors may be triplex aluminum with messenger cable if they are installed overhead.  Illumination conductors shall be sized so the voltage at the most remote luminaire is not less than the minimum required for the ballast, as recommended by the manufacturer.  The Contractor shall install intermediate conductor and supports to energize luminaires at locations without electrical service.  Luminaires used in the system may be the existing fixtures or new fixtures with a light distribution compatible with the proposed lighting configuration.

The temporary lighting systems may consist of any of the following lighting pole types, or combinations thereof, provided the luminaires have a minimum 30 feet mounting height.  Mounting height is the difference in elevation between the luminaire refractor and the edge of travelled way at the same station.  The existing poles may be reused if they are not utility owned.  Any pole of the permanent lighting and temporary signal systems, and any Contractor supplied poles may be used in the temporary lighting system(s).  Contractor supplied poles may be wood, and shall meet AASHTO design criteria for 80 miles per hour wind.  All poles, except traffic signal poles, installed within the clear zone as defined in the plans or Chapter 11, Design, of the "Highway Preconstruction Manual, 1983", shall be provided with FHWA approved: slip bases, transformer bases, or frangible couplings.

The load centers to power the temporary lighting and signal systems may be the permanent installations, the existing installations, or temporary installations.  The existing load centers may be used only if they are scheduled to remain intact until completion of the project, and reused only if they are approved.  The Contractor shall provide approved temporary load centers with photoelectically controlled lighting circuits, whenever no load center is available for use or when an existing load center that is not approved is retired due to conflict with the work.  An approved load center is any load center UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "suitable for use as service equipment".  The Contractor shall provide all work to modify these load centers as required to provide functional temporary lighting and signal systems and to install them, completing all work in accordance with the NEC.

660-2.04  Poles, Steel Pedestals and Posts.  Add the following:  All poles shall be designed for 100 MPH wind speeds with gusts to 130 MPH.

660-2.09(A)  Wiring.  Add the following between the words "signal" and  "conductors" in the seventh paragraph:  ...and feeder...

660-2.10  Bonding and Grounding.  Add the following after the first paragraph:  All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed.

660-4.01  Installation Details.  Under loops, numbered paragraphs 7 and 9, change "660-2.08" to read "660-2.09(A)".

660-5.02  Backplates.  In the last paragragh, change "660-2.16" to read "660-2.15".

660-6.01  Luminaires.  Add the following paragraph:  No paint may be applied to the reflecting surface of luminaire reflectors.

Luminaires shall provide the uniformities and light levels shown on the plans.

Asymmetrical hightower luminaires shall be ANSI-IES medium cutoff types.  The ANSI-IES lateral distribution may be either type 2, 3, or 4 provided that the initial light levels specified on the plans are achieved at the specified points and the light levels increase continuously from those points to the pole.

Conformance of the MC-3, Under-Bridge and Hightower luminaires with the photometric performance specifications will be based on the manufacturing published photometrics.

660-6.07  Salvaging Electrical Equipment.   Add the following to the first paragraph:  All equipment to be salvaged shall be delivered to the State Maintenance yard at 5700 E. Tudor Road, Anchorage.

Delete the first sentence of the fourth paragraph and substitute the following:  Unless otherwise specified, junction boxes (not including lids), underground conduit, conductors, foundations and detectors not to be used in the new system, shall become the property of the Contractor and shall be removed from the highway right-of-way.  Junction box lids shall be salvaged to the State Maintenance Yard at 5700 Tudor Road, Anchorage.

660-6.08  High Tower Lighting System.  Add the following after the first paragraph of Part 3. Pole Specifications:  The joint areas of the sections of each high tower pole shall be cleaned and sealed.

Before erecting the new poles, the splice areas of each overlap joint shall be sand, grit or metal blast cleaned to conform to the Structural Steel Paintng Council's SSPC-SP-6 standard.  The cleaning shall extend from a line three inches above the top of the overlap area on the inside of the outer section to another line three inches below the overlap on the outside of the inner section.  The outside of the outer section from the bottom of the section to a line three inches above the bottom shall also be cleaned.

Sealant shall then be applied over the entire cleaned area.  The area to be sealed shall be dry and free of surface contaminants before sealing.  Sealant shall not be applied if the surface temperature is less than the manufacturer recommends, but in no case shall sealant be applied when the temperature is less than 5 degrees above the dew point.

After sealant application, the pole sections shall be assembled on the ground and pushed together with enough force to insure that there will be no additional settlement when the poles are erected.  The compression of the slip fit joints will insure that the sealant will not be ruptured due to the settlement of one pole section in relation to another after the sealant has cured.

After all joints have been compressed, a bead of  sealant shall be applied to the crack between the two sections and finished to present a smooth, uniform surface.  The finished joint shall be air and water tight.  Care shall be exercised to insure that the sealant does not form a shelf or pocket where water will accumulate.

Joint sealant shall be of gun grade, flexible, non-shrinking, and resistant to weathering.  Sealant may be supplied as a single package or a two component sealant.  Two component sealant shall be packaged so that only enough material need be mixed at one time to complete all of the joints on a single pole.  No carryover of two-component mix will be allowed.  At 75 degrees F no sagging of the sealant shall occur after 24 hours have elapsed since application.  No loss of adhesion to steel shall occur within a temperature range of -60 to +120 degrees F.  In addition, the sealant shall meet the following physical requirements

Pot Life

@ 75 degrees F:               One Hour minimum

Tack free time

@ 75 degrees F:               24 hours maximum

Flexibility:

24 hours @ 20 degrees F:     no cracking at either

24 hours @ 75 degrees F:     temperature when

wrapped around a one

inch mandrel

The color of the sealant shall match that of the weathered finish of the poles.  A sample of the colored sealant shall be submitted to the Engineer for color acceptance at least two weeks prior to the start of sealing operations.

Delete the last paragraph.

660-7.01  Basis of Payment.  In the first paragraph, modify line eleven to read:  "involved in furnishing and installing, modifying, maintaining and".

Add the following new Pay Items:

Pay Item No.          Pay Item             Pay Unit

660(11)   Salvage Existing Electrolier      Each

660(12)      Electrolier Relocation         Each

(9/1/89)

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

661-1.02  Equipment List(s) and Drawings.  Add the following subsection:  The Contractor shall submit for review and approval, within 30 days following award of the contract, 8 collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following:

1.	For materials on the Approved Products List:  a description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  catalog cuts that include the manufacturer's name, type of product, size, model number, conformance specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

This information may be included in the portfolio for 660 items.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

661-2.01  Materials.  Add the following:  Type 1 load center cabinets shall be constructed similar to the section and elevations shown in the plans, and conform to the following requirements.  Slight variation in the dimensions is allowable, except in the anchor bolt template.

1.	The cabinet shall be constructed of zinc-coated A60 finish sheet steel per ASTM A525 with no external screws, bolts, or nuts.  The components shall have the following minimum thickness as measured by the United States Standard Gauge:  the exterior shell No. 12 gauge, the interior doors and panels No. 14 gauge, and the interior covers No. 16 gauge.

2.	The components shall be painted with a 2-part urethane paint undercoating inside and out.  The final finish shall be a 2-part urethane paint, standard white for removable panels and non-gloss silver-gray, closely matching Color No. 36622 of Federal Standard Specification No. 5950 for the enclosure.

3.	The service entrance section shall be isolated from the main load section and distribution load section by non-removable metal barriers, and shall be equipped with landing lugs for termination of service conductors.

4.	The cabinet shall be provided with internal mounting brackets sized for 1/2-inch anchor bolts for use with a standard mounting base assembly.

5.	All doors shall be equipped with continuous stainless steel pin hinges, coin latches and hasp for padlock.  The meter section door shall have a clear polycarbonate resin window, 0.187 inch minimum thickness, with a minimum size of 10.0-inch by 10.0-inch, which shall be sealed with silicone.

6.	Each completed load center assembly shall be provided with an exterior name plate, safety labels, interior identification labels, wiring diagram, and installation instructions.

7.	When two type 1 load centers are to be installed adjacent to one another, furnish one cabinet with the load distribution section located on the left side.

The wiring configuration for the load center shall be in accordance with the wiring diagram indicated on the load center detail sheet.  Circuit breaker ratings shall be as shown in the load center summary for each location.  Dead panels shall be indelibly labeled with the circuit number and the direction of the circuit run from the load center.

When the load centers are ready to be energized, the Contractor shall request and coordinate an electrical inspection of the load centers from the local authority having jurisdiction, allowing at least 5 working days before the inspection is needed.  The Contractor shall be present during the inspection to assist in accessing the cabinets and to answer questions.  The Contractor shall correct the deficiencies noted in each load center.

Payment of any fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection shall be incidental to the Section 661 items.  ( 9/1/89)

All breakers shall have on ampere interrupting capacity (A.I.C.) of 20,000 or greater, unless the Contractor can show that a direct short across the serving transformer would result in a lower current.

661-3.01  Construction Requirements.  Delete the third paragraph in its entirety and substitute the following:  The Contractor shall install a rigid metal conduit at the location and depth as shown on the plans, threaded, capped and extended 12-inches from the face of the load center base.  The terminus shall be marked with a 2-inch by 4-inch by 4-foot stake.

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

Special Provisions

669-1.01  Description.  This work shall consist of furnishing and installing six each traffic count stations for the automated collection of traffic data on an intermittent basis.  The Automated Traffic Recorder (ATR) station is a vehicle detection system.  Each intermittent volume count system specified herein shall consist of the following parts:

Inductive loop detectors for detecting the presence of vehicles, and underground conduit, junction boxes, wiring, cabinet, and other items required to construct an operational system as specified.

The locations of traffic detection and cabinets shown on the plans are approximate and the exact locations shall be established in the field by the Engineer after consultation with the Department's Highway Data Section.

General descriptions of the Automated Traffic Recorders included in the North Eagle River Interchange project are as follows:

Assembly H1 - A four loop configuration, intermittent ATR without electronic counter, electrical or telephone service.

Assembly H2 - A four loop configuration, intermittent ATR without electronic counter, electrical or telephone service.

Assembly H3 - An eight loop configuration, intermittent ATR without electronic counter, electrical or telephone service.

Assembly H4 - A five loop configuration, intermittent ATR without electronic counter, electrical or telephone service.

Assembly H5 - A five loop configuration, intermittent ATR without electronic counter, electrical or telephone service.

Assembly H6  - A two loop configuration, intermittent ATR without electronic counter, electrical or telephone service.

669-1.02  Regulations and Code.  All materials and workmanship shall conform to the standards of the Underwriters Laboratories, Inc., and the National Electrical Safety Code, and local safety code requirements, where applicable.

All electical equipment shall conform to the standards of the National Electrical Manufacturers Association, where applicable.

669-2.01  Materials.  All materials provided for the work shall be new, unless otherwise stated, and must meet the following requirements:

1.	Wiring.  All wiring shall be in accordance with Subsection 660-2.09(A), Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors of a cable.

2.	Conduit.  All conduit shall be in accordance with Subsection 660-2.05, Conduit.  Nylon pull cords shall be left in all two inch conduit.

3.	Junction Boxes.  All junction boxes shall be in accordance with Subsection 660-2.06, Junction Boxes.  Junction boxes used for ATR installations shall not contain any conductors carrying a voltage over 50 volts.

4.	Terminal Blocks.  All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals.  Terminal blocks shall be a barrier type, 600vac @ 20amps, capacity for 12-18 AWG wire.  All terminal blocks shall have removable shorting bars in each position and have integral type marking strips.  All conductors shall be terminated and labeled to a terminal block.

All terminal blocks mounted in junction boxes shall be waterproofed with a re-enterable type sealant and encapsulated in a rigid, two piece, snap together plastic mold.

5.	Inductive Loops.  All inductive loops shall be in accordance with Subsection 660-2.08, Conductors.  Conductors used for detector inductive loops shall be UL listed as Type RHW/USE/XLP 12AWG 600V rating.

Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, and aluminum shield and overall PVC or PE jacket conforming to IMSA specification 50-2.

6.	Cabinets.  All style 3 cabinets shall be in accordance with Subsection 660-3.05, Controller Cabinets.  All cabinets shall be aluminum and painted.  All cabinets shall have a NEMA 3R specification.  All style 1 and 2 cabinets shall be installed as indicated on the plans.

669-3.01  Construction Requirements.

1.	Wiring.  All wiring shall be installed in accordance with Subsection 660-2.09(A), Wiring.  All unused pairs shall be terminated within splices, at cabinets unused pairs shall be terminated at a terminal block and labeled spare.

2.	Conduit.  All conduit shall be installed in accordance with Subsection 660-2.05, Conduit or as indicated on the plans.

3.	Junction Boxes.  All junction boxes shall be installed in accordance with Subsection 660-2.06, Junction Boxes or as indicated on the plans.

4.	Terminal Blocks.  All terminal blocks and wire pairs shall be clearly labeled on the block.  Terminal blocks within cabinets shall be permanently mounted so that all terminals are easily accessible from the front of the cabinet.  By convention, wire pairs shall be labeled such that inductive loops and other sensors in the lane nearest to the cabinet are at the top or left side of the block.  Re-enterable splice kits containing terminal blocks in junction boxes shall be placed with the long dimension horizontal, and firmly mounted within six inches of the top of the box.  All conductors shall terminate and be soldered to "spade" type terminal lugs.

5.	Inductive Loops.  All inductive loops shall be installed and constructed in accordance with Subsection 660-4.01, Installation Details, Loops, unless otherwise specified in the plans.

All inductive loops shall be formed of four turns of wire, and shall be six feet square with plus-or-minus one inch tolerance.  All inductive loops shall be centered in the indicated traffic lane.  All inductive loops within a lane shall be located sixteen feet from leading edge to leading edge, with plus-or-minus one inch tolerance.  Inductive loops located in parallel lanes shall be within  one inch of being directly adjacent to each other.

All lead-in conduit from edge of pavement to the inductive loops shall be straight and perpendicular to the center line of the road.

6.	Cabinets.  All style 3 cabinets shall be installed according to Subsection 660-4.01, Installation Details.  All style 1 and 2 cabinets shall be installed as indicated on the plans.

669-3.05  Deliverables  Equipment List(s) and Drawings.  The Contractor shall submit for review and approval, within thirty days following award of the contract, nine collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s), and a description that includes product name, manufacturer, model or part number.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

1.	As-Built Plans.  The Contractor shall prepare four complete sets of as-built plans which will be kept current with the construction.  These as-built plans shall detail all construction changes made to the plans and also include the following information on the appropriate sheets the location and depth of all inductive loops and conduit runs, and the station and offset of all junction boxes.

Two sets of as-built plans shall be presented to the Project Engineer for distribution to the Highway Data Section (HDS), and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder installation.

2.	Tests Results.  Two written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Project Engineer prior to acceptance of the Automated Traffic Recorder installation.  Distribution shall be:

1-Technical Services

2-Highway Data Section

1-Cabinet (in plastic holder with As-builts)

669-4.01  Method of Measurement.  The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder installations as shown on the plans or as directed by the Engineer.

669-5.01  Basis of Payment.  The contract unit bid price per each Automated Traffic Recorder installation shall be full compensation for providing all equipment, labor and materials necessary to complete the work as specified.  This includes the cutting and patching of existing asphalt, where necessary.

Payment for the Automated Traffic will be made under:

Pay Item No.           Pay Item           Pay Unit

669(1-H_)   Automated Traffic Recorder  Lump Sum

at Station___________

SECTION 670

TRAFFIC MARKINGS

Standard Modifications

670-3.01  Construction Requirements.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)

Special Provisions

670-4.01  Method of Measurement.  Add the following:

6.  Station Basis.  Measurement of a traffic stripe will be the length of each individual stripe excluding gaps.  An individual stripe is a longitudinal marking less than six inches wide.

Delete the last paragraph and substitute the following:  Removal of traffic stripes and pavement markings as well as repair of any damaged pavement or surfacing caused by the pavement marking removal operation will be measured by the station for payment.

670-5.01  Basis of Payment.  Add the following:  Payment for removal of existing markings shall be made under the following:

Pay Item No.             Pay Item             Pay Unit

670(9)      Removal of Pavement Markings   Station

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04  Storage And Application Temperatures.  In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max".  (5/12/89)

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  Fine Aggregate For Concrete.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.  (5/12/89)

703-2.02  Coarse Aggregate For Concrete.  In the first sentence, insert ", class B," after "AASHTO M 80".  (5/12/89)

Special Provisions

703-2.03  Aggregate for Base.  Add to the requirements:

Plastic Index     AASHTO T-90     6 max.

Standard Modifications

703-2.04  Aggregate For Plant Mix Asphalt Pavement.  Add the following to the end of the second paragraph:  ", including S1.1, Sulfate Soundness Test.  (5/12/89)

Special Provisions

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  In the third paragraph, after Fine Aggregate, delete the remainder of the sentence after "thereof". and add the following:

The fine aggregate will meet the following requirements:

Plastic Index     AASHTO T-90     4 max.

Sodium Sulfate    AASHTO T-104   15 percent max.

Soundness Loss

Add the following to Table 703-3:

Asphalt Concrete

Sieve Designation                   Type IIA

3/4-inch                          100

1/2-inch                          82-100

3/8-inch                          68-90

No. 4                             50-79

No. 10                            36-67

No. 40                            17-44

No. 80                             9-29

No. 200                            3-10

703-2.07  Selected Material.  Add the following to Item 1., Selected Material Type A:  It shall have 30 to 70 percent maximum by weight of particles passing the No 4 sieve.

SECTION 705

JOINT MATERIALS

Special Provisions

705-2.03  Bridge Seal.  Revise the line call-out for both Elastic Compression Seals and Extruded Strip Seals to read:

M4AA 514 A13 B13 C12 F19

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.05  Precast Concrete Units.  Add the following after the first paragraph:  Each precast concrete barrel section shall be set upon and sealed with pre-molded plastic gasket as manfactured by K.T. Snyder Co., Ram-Nek Gasket Division, 2100 Travis Street, Houston, Texas or equal.

712-2.06  Frames, Grates, Covers and Ladder Rungs.  Add the following:  Ductile iron castings shall conform to the requirements of ASTM A536.  (9/1/89)

712-2.14  Preformed Pavement Markings.  Add the following to paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe areas, the tape length shall, where possible, be a minimum of 100 feet.

712-2.15  Temporary Raised Pavement Markers.  Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they serve as a positioning guide, or for which they supplement, or substitute.

SECTION 716

STRUCTURAL STEEL

Special Provisions

716-2.02 General Requirements.  Add the following: Square and rectangular structural steel tubing shall conform to the requirements of ASTM A-500, Grade B.

Galvanized pipe for handrail shall conform to the

requirements of ASTM A-120 or A-53.

SECTION 720

ELASTOMERIC PADS

Standard Modifications

720-2.01.  Delete in its entirety and substitute the following:  Elastomeric bridge bearing pads shall conform to the requirements of AASHTO M 251 with the following revisions:

4.2	Elastomeric Material.  Revise the first sentence to read:  The elastomeric compound used in the construction of the bearings shall contain only virgin natural polyisoprene (natural rubber) as the raw polymer; neoprene shall not be used.

4.2.1	Delete in its entirety.

4.2.2	Revise the line call-out to read:

M4AA 514 A13B13C12F19Z11

Z11 - Adhesion:

Steel Laminations - ASTM D429 Method B - 40 lb/in min

Fabric Laminations - California Test No. 663 - 40 lb/in min

4.5	Fabrication Details.  Add the following:

Pads over 3/4 inch in thickness shall be laminated and shall consist of alternate laminations of elastomer and metal or fabric reinforcements.  The outside laminations shall be metal or fabric.  Laminations of elastomer shall be 1/2 inch in thickness.

(5/12/89)

SECTION 724

SEED

Special Provisions

724-2.02  Materials.  Add the following to Table 724-1:

Percent

Seed      Germination  Percent    Percent   Sproutable

Type      __Period___  Purity_  Germination ___Seed___

Bering

Hairgrass   14 days       95         75          71

Baby Blue   14 days       99         79          78

Eyes

(Nemophila

Menzeisii)

Sun Flower  21 days       99         80          79

(Helianthus

Annus)

Ox Eye      14 days       96         88          84

Daisy

(Chrysanthemum

Leucanthemum)

SECTION 726

TOPSOIL

Standard Modifications

726-2.01  Topsoil.  In the second paragraph, change "not less than 1%" to read "not less than 3%".  (5/12/89)

SECTION 729

GEOTEXTILES

Special Provisions

729-2.01  Embankment Separation and Reinforcement.  Delete Table 729-1 on page 575 in its entirety and substitute the following:

Table 729-1

GEOTEXTILE REQUIREMENTS FOR

EMBANKMENT SEPARATION AND REINFORCEMENT

Test

Geotextile            Method

Property              (ASTM)     Separation     Reinforcement

Grab Elongation,      D-4632      <50   >50        30 max.

% @ Breaking Load

Grab Tensile          D-4632      175   115           180

Load, lbs., min.

Bursting Strength     D-3786      200   200            290

psi., min.

Trapezoid Tearing    D-4533       65    40             50

Strength, lbs., min.

Puncture Resistance   D-4833       70    40            75

lbs., min.

Water Permittivity,   D-4491     0.04   0.3           0.02

1/sec., min.

Apparent Opening      D-4751      0.6   0.18          0.85

Size, mm., max.

Ultraviolet           D-4355       70     70            70

Degradation @ 500

hour exposure, %

Strength Retained

Acceptance, Pass      D-4759     Pass   Pass          Pass

or Fail

NOTES:

1.	Separation geotextile supplied may have either less than, or greater than 50% elongation measured at breaking load in the Grab Tensile Test (ASTM D-4632).

2.	Geotextile Property Values = Minimum average roll values at a 95% confidence level in the weaker principal direction.

3.	0.18 mm. = US Standard Sieve Size 80.

4.	0.6 mm. = US Standard Sieve Size 30.

5.	0.85 mm. = US Standard Sieve Size 20.

729-2.02  Subsurface Drainage and Riprap Liner.  Delete Table 729-2 on page 576 in its entirety and substitute the following:

Table 729-2

GEOTEXTILE REQUIREMENTS FOR

SUBSURFACE DRAINAGE AND RIPRAP LINER

Test

Geotextile        Method   Subsurface         Riprap Liner

Property          (ASTM)    Drainage    Unprotected     Protected

Elongation, % @   D-4632    15-100         10-70           15-70

Breaking Load

Grab Tensile      D-4632        90           200             100

Load, lbs., min.

Burst Strength    D-3786       125           350             200

psi., min.

Water             D-4491      1.15           1.1            0.95

Permittivity

1/sec., min.

Apparent Opening  D-4751     0.212         0.425           0.212

Size, mm., max.

Ultraviolet       D-4355        70            70              70

Degradation @ 500

hour exposure, %

Strength Retained,

min.

Geotextile        D-4759      Pass          Pass            Pass

Acceptance, Pass

or Fail

NOTES:

1.	Geotextile Property Values = Minimum average roll values at a 95 percent confidence level in the weaker principal direction.

2.	0.212 mm. = US Standard Sieve Size #70.

3.	0.425 mm. = US Standard Sieve Size #40.

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04  Sign Post.  Under Item 1. , Metal Pipe Posts, add the following to paragraph a:  Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Add the following:

5.	Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501.  The tubing shall be square and of the dimensions called for in the plans with 3/16 inch thick walls.  7/16 inch diameter holes shall be drilled as required to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b of this subsection.  Damaged and abraded tubes and beams shall be repaired in accordance with 1.c of this subsection.

(9/1/89)

APPENDIX A

PERMITS

APPENDIX B

CONSTRUCTION SURVEYING

REQUIREMENTS