ESCROW OF PROPOSAL DOCUMENTATION AFFIDAVIT

THE UNDERSIGNED HEREBY CERTIFIES THAT THE ESCROW OF PROPOSAL DOCUMENTATION CONTAINS ALL OF THE INFORMATION THAT WAS USED TO DEVELOP THE PROPOSAL AND THAT I HAVE PERSONALLY EXAMINED THESE CONTENTS AND THAT THE DOCUMENTATION IS CORRECT AND COMPLETE IN ACCORDANCE WITH SUBSECTION 102-1.17. SUBMITTAL BY THE CONTRACTOR OF A CLAIM, WHICH IS NOT CONSISTENT WITH THE CONTENTS OF THESE PROPOSAL PREPARATION DOCUMENTS, SHALL RESULT IN DENIAL OF THE CLAIM.

By:

Title:

Firm:

Date of Submission:

Project Number:

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

(METRIC)

98M

SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Design computations and cross sections.

b.	State of Alaska Department of Transportation and Public Facilities publication, Best Management Practices for Construction Erosion and Sediment Control and Maintenance and Operations Activities.

c.	Laboratory Manual of Alaska Test Methods and Standard Practices (Price $20.00)

d.	Standard Specifications for Highway Construction (Metric) 98M (Price $25.00)

2.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 269-0647.

3.	The Department has approved an environmental document addressing concerns and environmental commitments.  This document is available for review in the office of the Environmental Coordinator, (907) 269-0534.

- To inspect the Rabbit Creek Pedestrian overcrossing, Contact Russ Cartier, DOT Maintenance at (907) 269-5275.

5.	This is to notify all bidders that the contract award process, when the Contractor specifies a DBE Goal, will be modified as explained below.

Prior to award, the Department has been allowing a low bidder who did not submit sufficient good faith efforts (GFE) documentation to submit additional DBE participation to meet the goal stated in the bid documents then. The FHWA has informed us that this practice is not allowable. If the Contractor submits GFE documentation and the documentation is found to be insufficient, the bidder is to be declared nonresponsive.

For contract DBE requirements, refer to Section 120, DBE Program.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

6.	The Department’s procedure for providing for the costs of on-site flagging has changed. In recognition of the benefits derived from a well coordinated flagging operation to both the traveling public and the Contractor’s operation, the Department’s position is that the Contractor is a full partner in this contract and should participate in the cost of Flagging, therefore the amount paid by the Department to provide Flagging has changed from $45.00/hour to a shared $32.00/hour, the additional actual cost to provide a Flagger shall be considered as incidental to other items of work. This change shall in no way relieve the Contractor from their responsibility to provide for safety and convenience of the public.

- The United States Department of Transportation has recently issued new regulations for the DBE Program (49 CFR Part 26).  New eligibility criteria for DBE firms have been added, including consideration of Personal Net Worth (PNW) of the DBE owner(s).  This new criteria will be used to verify continued certification in the DBE Program.  Contractors are requested to continue to use the same procedure they have been using until the Department can establish the PNW.  If a DBE firm on a Project awarded after March 3, 1999 is decertified for failure to meet the PNW criteria, the Department will deal with the issue on a case by case basis.

8.	Item 401(2) Asphalt Cement, Grade PG 52-28 will be used with the Stone Mastic Aggregate on O’Malley Road project. Item 407(2) Asphalt Cement, Grade PG 58-28 shall be used with the Stone Mastic placed on the New Seward Highway at Dimond Interchange Capacity Improvement project.

## SECTION 101

## DEFINITIONS AND TERMS

Standard Modifications

101-1.03 DEFINITIONS. Add the following:

## Interim Work Authorization. A written order by the Engineer initiating changes to the Contract, within its general scope, until a subsequent Change Order is executed. (06/25/99) M 68

# Special Provisions

101-1.03.  DEFINITIONS. Add the following definition:

NON-FROST SUSCEPTIBLE. Material that contains 6 percent or less passing the .075 mm screen as determined by sieve analysis performed with ATM T-7 on minus 75 mm material. (02/18/00)R1M98

# Section  102

# BIDDING REQUIREMENTS AND CONDITIONS

# Add the following subsection:

# 102-1.17 Escrow of Proposal Documentation

Escrow of Proposal Documentation (EPD). The apparent bidder, and their subcontractors with subcontracts exceeding $200,000, shall submit all information and calculations used to determine their bid for this project subsequent to the bid opening. This documentation, hereinafter referred to as "Escrow of Proposal Documentation" or "EPD", will be held in escrow for the duration of the Contract. If necessary, it will be used for the purpose of major change orders and adjustments of contract price or time as provided in the Contract, or to resolve significant disputes or claims.

(a)	Format. Bidders and subcontractors are encouraged to submit the EPD in their usual cost-estimating format; a standard format is not required. It is not the intention of this specification to cause extra work during the preparation of a proposal, but to ensure that the documentation will be adequate to enable complete understanding and proper interpretation for the intended use.

The EPD shall clearly itemize the costs for each pay item. Each pay item shall be broken down into components small enough to allow a detailed cost estimate. Costs allocated to each component shall be broken down into the bidder's usual estimate categories such as direct labor, repair labor, equipment parts and supplies, expendable materials, permanent materials, and subcontractor cost as appropriate. Plant, equipment, and indirect cost shall be broken down in the bidder’s usual format. Plant, equipment, and indirect cost allocations shall be made to each bid item as appropriate. All costs shall be identified.

The EPD shall include quantity takeoffs, construction schedule on which the bid is based, rates of production and progress, calculations, copies and quotes from subcontractors and suppliers, memoranda, narratives, and all other information used by the bidder to arrive at all of the prices contained in the proposal. Manuals standard to the industry that are used by the Contractor may be included by reference to the name, date, and publisher of the manual.

(b)	Submittal. The apparent low bidder shall submit the EPD to the Contracting Officer within five working days following receipt of written notification by the Department that he/she is the low bidder.  The EPD shall be submitted in a sealed container and shall be clearly marked with the bidder's name, date of submittal, project number, and "Escrow of Proposal Documentation." The EPD shall be accompanied with an affidavit, in the form following this subsection, signed by an individual authorized by the bidder to execute the proposal, stating that the material in the EPD contains all of the information which was used to develop the bid, that the individual has personally examined the contents of the EPD container, and the documentation is correct and complete.

Failure to submit EPDs as herein required will be cause for rejection of the proposal.

The successful bidder agrees, as a condition of award of the Contract, that the EPD constitutes all the assumptions and information used in the preparation of its proposal.

(c)	Storage. The EPDs are, and shall remain, the property of the Contractor or subcontractors who prepared them and they are subject to use as provided herein. The EPDs shall be placed in escrow during the life of the Contract, in a banking institution or other bonded document storage facility in Anchorage, Alaska, as suggested by the Contractor and acceptable to the Department. The cost of storage shall be paid by the Contractor.

(d)	Examination. The EPDs may be examined at any time by the Department or the Contractor, in conjunction with settling significant disputes, claims, or contract change orders. For the purposes of this subsection, the term “significant” shall be defined as any change, dispute or claim that either increases or decreases the contract amount by more than $50,000 or contract time by more than 20 days. The Department and either the primer Contractor or the subcontractor that submitted the EPD shall review the EPD. If the prime Contractor and the subcontractor agree, in writing, the prime Contractor may be present when the subcontractor's EPD is reviewed. Examination of the EPD is subject to the following conditions:

(1)	The EPDs are proprietary and confidential and shall be treated as such.

(2)	The Department and the Contractor shall each designate three representatives who are authorized to examine the EPDs. In addition, the Contractor shall designate one additional representative for every EPD submitted by subcontractors.

(3)	Each party shall designate a representative to receive notice of examination of the EPD.

(4)	Prior to examining the EPD, 48 hours written notice shall be given to the other party, so that the other party can witness the examination.

- An authorized representative of the Department and the Contractor shall be present (1) to gain access to the EPD, and (2) during all examinations of the EPD. At no time will the EPD be allowed sole possession by either party unless mutually agreed to in writing or if one party refuses to participate in the examination, or if a party unreasonably delays the examination process.

- Photocopies of the EPD will be allowed.  Photocopies shall be considered proprietary and confidential in conjunction with the informal process of settling significant disputed claims or contract change orders.  As necessary, the Department will be allowed to incorporate pertinent photocopies of the EPD as supporting documentation in all significant contract change orders and the settlement of disputed claims.

- Following each examination, the EPD will be resealed and returned to the escrow institution, in the presence of an authorized representative of the Department and the Contractor.

(e)	Subcontracting. If the successful bidder's proposal is based upon subcontracting any part of the work, the successful bidder shall then require each subcontractor whose total subcontract price exceeds $200,000 to provide a separate EPD to the Department, to be submitted at the same time as the bidder's EPD. Subcontractor EPDs shall also comply with the requirements of this subsection. A separate EPD affidavit, signed by the individual subcontractor, shall accompany the subcontractor's EPD.

If the Contractor wishes to subcontract any portion of the work after executing the Contract, or change subcontractors, the Department retains the right to require the subcontractor to submit an EPD in accordance with this subsection before the subcontract is approved.

(f)	Return. The EPDs will be returned to the Contractor and subcontractors after all claims, disputes, and litigation have been resolved, final payment on the Contract has been made and accepted, and the Contractor submits a signed statement that no further claims shall be submitted on any project to which the EPDs are applicable.

SECTION 103

AWARD AND EXECUTION OF CONTROL

Special Provision

103-1.01 Consideration of Proposals

Delete the second paragraph and substitute the following:

Within five (5) working days following receipt of written notification by the Department as apparent low bidder, the low bidder shall provide the Department with a completed Subcontractor List, form 25D-5 and the EPD required under Subsection 102-1.17.

Delete the third paragraph and substitute the following:

An apparent low bidder who fails to provide a completed Subcontractor List, form 25D-5 or the EPD required under Subsection 102-1.17 within the specified timeframe will be found not to be a responsible bidder and will be required to forfeit the bid security. The Department will then consider the next lowest bidder for the award of the contract.

Standard Modifications

103-1.02 AWARD OF CONTRACT.  In the third paragraph, change “practical” to “practicable”.

# SECTION 105

## CONTROL OF WORK

Special Provisions

105-1.06 COOPERATION WITH UTILITIES. Add the following: The Contractor shall request locates from all the utilities having facilities in the area. The Contractor shall use the locate Call Center for the following utilities:

Locate Call Center Anchorage Area 278-3121 Statewide 800-478-3121 who will notify the following:

AT&T Alascom, Inc. ENSTAR Natural Gas, Inc. GCI Communications ACS Alaska Communications Systems Anchorage Water & Wastewater Chugach Electric Association

The Contractor shall call the following utilities and agencies directly:

DOT/PF Maintenance and Operations	269-5700

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

Work around all utilities facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

The Contractor shall bear the expense for any changes in the contract scheduling that result in the conditions in this specification not being met. Additional coordination with the applicable utility will be required.

Schedule and coordinate the utility relocations with project construction as set forth in Section 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required prior to utility relocation.

Payment will be made as follows:

- Subsidiary to Item 642(1), Construction Surveying, if the Contractor is required to provide the surveying as part of the contract an/or

- Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of the Contractor’s two (2) week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer, fifteen (15) calendar days advance written notice for required staking.

Provide the Utility Companies fifteen (15) calendar days advance written notice of the relocations described below to begin.  The Utility Companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work prior to commencing with another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit the Contractor, through the Engineer, from working near the utility’s facilities when the ground is frozen.

Specific coordination requirements for the specific utilities are included below:

Alaska Communications System (ACS) has existing underground telephone facilities that are located in various areas within this project’s limits that are in conflict with the proposed roadway realignment and excavation and will require relocation.

The ACS relocation calls for placing three new underground cables from the existing ACS manhole S-432 at approximately Dimond (“D”) Sta. 20+684.9, 12.8 meters rt. into an existing underground conduit system that is on the south side of Dimond Blvd.  The three new cables will be placed into an existing underground conduit system from ACS existing manhole S-432 and will run to the west to approximate “D” Sta. 20+622 rt. which is equivalent to Southeast Ramp (SER) Sta. 2+550, 10 meters rt. At this point the existing underground conduit system angles to the south and ends at approximate SER Sta. 2+540.  From approximate SER Sta. 2+540, 10-meter rt. the relocation plan calls for placing four 100 mm conduits that will tie into the existing conduits and continue to the south to approximate SER Sta. 2+465.

The conduits and new cables will be placed approximately 0.60 meters inside the east side of the Right of Way between SER Sta. 2+540 to Sta. 2+465 and from approximate SER Sta. 2+465 to Sta. 2+351.624.  At this SER station the stationing changes to Southeast Frontage Road (SEFR) Sta. 1+345.926 south to Sta. 1+108.  The four ACS conduits and three new underground telephone cable, relocations will continue to be placed along the rt. (east side) 0.60 meters inside the Right of Way in the above location.  From SEFR Sta. 1+108 to approximate Sta. 1+020 the four new 100 mm conduits and three new ACS cables will be placed out side of the east Right of Way line and into an existing easement. Two of the new cables will be spliced into existing pedestals at approximate SEFR Sta. 1+0.34, 13.5 meters rt. and Sta. 1+032, 13 meters rt.  The third cable will tie into the existing cable and a new pedestal will be placed at approximate Sta. 1+020, 13 meters rt.

In order to abandon the ACS existing manhole that is in conflict with the South East Loop Ramp (where it will tie into Dimond Blvd, at approximate Dimond Sta. 20+539, 13 meters rt.), the ACS relocation plan calls for placing three new cables into the existing underground conduit system from ACS manhole S-430 at approximate Dimond Sta. 20+446, 13 meters rt. to another existing ACS manhole S-432 at approximate Dimond Sta. 20+684.9, 12.8 meters rt.

ACS will then complete the relocation by placing a new telephone cable into the existing underground conduit system from manhole S-430 at approximate Dimond Sta. 20+446, 13 meters rt. east to approximate Dimond Sta. 20+496.  The existing conduit then angles 90 degrees to the north, then from Dimond Sta. 20+496 approximately 18 meters lt. New 100 mm conduit and telephone cable will be placed along the east side approximately 0.60 meters inside the Right of Way line, along Brayton Street to the north for approximately 222 meters, approximately 18 meters rt. The new cable and 100 mm conduit will tie into an existing ACS splice vault.

The Contractor shall notify ACS at 564-1691, fifteen (15) calendar days prior to starting relocation on this project, to establish a point of contact as well as determine where to send the written notice to ACS.

Prior to starting any relocation work the Contractor shall complete all necessary clearing and grubbing along the east side of Southeast Frontage Road  (SEFR) between Sta. 1+105 and Sta. 1+345.926 rt. and between Southeast Ramp Sta. 2+351.624 and sta. 2+550 rt.  The Contractor will clear and grub 6 meters along the east Right of Way within the above stations prior to starting relocation.  If the required clearing and grubbing, as described above, is completed prior to the award the Contractor shall remove the grubbing piles from that area.  The Contractor shall allow ACS seventy-five (75) calendar days to place all of the new cables, pedestals, abandon one existing manhole, and complete all the required splicing.  Once ACS has confirmed to the Contractor that manhole S-431 is abandoned the Contractor shall fill the abandoned manhole with sand.

ENSTAR Natural Gas Company (Enstar) ENSTAR’s existing gas line is in conflict with this project’s proposed ramp realignments and excavation limits and will require relocation.  The ENSTAR relocation plan calls for lowering, in place, the existing 100 mm plastic gas main from approximate Southeast Frontage Road Sta. 1+020 to Sta. 1+105 rt.  The installation of the new 100 mm gas line will begin at the Southeast Frontage Road approximate Sta. 1+105 rt. and will continue to be placed along the east side 1.54 meters inside the east Right of Way line to Sta. 1+345.926.  At this location the stationing changes to be Southeast Ramp stationing and the relocation continues from Sta. 2+351.624 to approximate Sta. 2+530 where the new 100 mm line will angle approximately 90 degrees to the east, cross Erin Street and tie into an existing gas line in the southeast corner of Erin Street Right of Way at approximate Dimond Sta. 20+662, 25 meters rt.

Once the new 100 mm gas line is in place and working ENSTAR will need to cut off and abandon the existing 100 mm gas line from the main gas line at approximate Dimond Sta. 20+562, 20 meters lt.  This will require traffic control and a pavement cut in this location. ENSTAR will coordinate with the Contractor to place all traffic control prior to starting the work in this location. Once the gas line has been cut and abandon, ENSTAR will back fill the excavation to the bottom of the Base Course.  Fill shall be compacted to the specified density and moisture content. The Contractor will complete the patch by placing the base course and temporary pavement prior to milling the roadway in conjunction with the roadway resurfacing work.

The Contractor shall notify ENSTAR at 264-3744 fifteen (15) calendar days prior to starting relocation on this project to establish a point of contact, as well as determine where to send the written notice. Prior to starting the ENSTAR relocation the Contractor shall clear and grub along the east side of the Southeast Frontage Road between Sta. 1+105 and Sta. 1+345.926 rt and Southeast Ramp Sta. 2+351.624 and Sta. 2+550 rt. shall be completed. The Contractor shall clear a swath of 6 meters wide along the east Right of Way line in that location.  If the clearing and grubbing required is completed prior to the award, the Contractor shall remove the grubbing piles.  The Contractor shall allow ENSTAR ten  (10) calendar days to place all the new 100 mm plastic gas line and cut the old 100 mm gas line from the main.

(2/1/00)R3M98

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Add the following Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district. (3/21/01)R93

## SECTION 106

## CONTROL OF MATERIAL

Special Provisions

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS. Buy America Provision.   The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products that are incorporated into the work shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States: means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States.  The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition.  These processes include rolling, extruding, machining, bending, grinding, drilling, etc.  The application of coatings, such as epoxy costing, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, palletized and reduced iron ore.  It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework).  Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement.  There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-Aid Highway Program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non-steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision.  Non-conforming products shall be replace at no expense to the State.  Failure to comply may also subject the Contractor to default and/or debarment.  False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020. (8/31/99) S13

The Contractor shall furnish the Engineer acceptable documentation of the quantity and value of any foreign steel and iron prior to incorporating the materials into the work. (6/11/99)S1398M

(3/4/98)S79

## SECTION 107

## LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.02 PERMITS, LICENSES AND TAXES. Add the following: The Contractor shall obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715. If the Contractor discovers cultural resources during construction activities, he shall stop work at that site and notify the Engineer.

The Contractor shall provide a copy to the Engineer of all permits or clearances received prior to Contractor's use of any site outside the project limits. Additionally, the Contractor shall provide the Engineer a written statement that the Contractor has obtained all necessary permits or clearances. The Contractor shall also provide a written statement to the Engineer listing agencies or offices contacted which responded that required no additional action from the Contractor.

The Department has received the Municipality General permit 93-11M on the Contractor's behalf approved February 1,2001 and expires on May 23,2002.

A Municipality of Anchorage (MOA) Right-of-Way Use permit will be required.  The Municipality will require a copy of the approved Traffic Control Plan and a copy of the Notice to Proceed from the Contractor.

The Contractor shall provide the information necessary to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Construction Activities in Alaska.  Requirements for this permit are listed under Section 641, Erosion and Pollution Control.  Preparation of a Storm Water Pollution Prevention Plan (SWPPP), is required and may be an amendment to the SWPPP prepared by CH2Mhill for the advance utility work.  A copy of that SWPPP is available upon request from Jerry O. Ruehle, ADOT & PF Environmental Coordinator.

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE. Add the following: If the Contractor requires water for any construction purpose from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624. (7/30/99)R7M

Add the following: The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project. The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery. Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable. (5/7/91)S47

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES. Add the following before the last paragraph: Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated being within 3 m of an overhead electrical line.

2.	Operations anticipated to be within 0.9 m of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment that is capable of coming within 3 m of an overhead electrical line.

The notice shall indicate the location and duration of the work.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 4.6 m (15 feet) of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services. (7/30/99)R170M

Add the following subsection:

107-1.21 FEDERAL AFFIRMATIVE ACTION. Requirements applicable to this Contract for the Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements are in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program			Section 120

Training Program							Section 645

Federal EEO Bid Conditions						Form 25A301

EEO-1 Certification							Form 25A304

DBE Subcontractable Items						Form 25A324

ADOT&PF Training Program Request				Form 25A310

Training Utilization Report						Form 25A311

Contact Report							Form 25A321A

DBE Utilization Report						Form 25A325C

Summary of Good Faith Effort Documentation			Form 25A332A

Required Contract Provisions, Federal-Aid Contracts		Form 25D-55

In addition to the sanctions provided in the above references, a noncompliance with these requirements is a ground for withholding of progress payments.

In addition to the reports required in the above references, the Contractor shall submit a copy of Form CC-257 to the Department by the 15th of each month of the current construction season.  The form shall reflect the composition of the previous month’s workforce. If requested, the Contractor must also make this information available to the US Department of Labor, Office of Federal Contract Compliance Programs.

(8/13/98)S80

SECTION 108

## PROSECUTION AND PROGRESS

Special Provision

108-1.03 PROSECUTION IN PROGRESS. Add the following under item no. 1: Use the schedule for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

108-1.09 Termination of Contract for Department’s Convenience. Delete the entire subsection and substitute the following: The performance of work under the Contract may be terminated by the Department in accordance with this section in whole or in part, whenever, for any reason the Contracting Officer determines that such termination is in the best interest of the Department. Any such termination shall be effected by delivery to the Contractor of a Notice of Termination specifying termination is for the convenience of the Department, the extent to which performance of work under the Contract is terminated, and the effective date of the termination.

After receipt of a Notice of Termination and except as otherwise directed by the Contracting Officer, the Contractor shall:

- Stop work under the Contract on the date and to the extent specified in the Notice of Termination;

- Place no further orders or subcontracts for materials, services, or facilities except as may be necessary for completion of such portion of the work under the Contract as is not terminated;

- Terminate all orders and subcontracts to the extent that they relate to the performance of work terminated by the Notice of Termination;

- With the approval or ratification of the Contracting Officer, to the extent he may require, settle all outstanding liabilities and all claims arising out of such termination of orders and subcontracts, the cost of which would be reimbursable, in whole or in part, in accordance with the provisions of the Contract;

- Submit to the Contracting Officer a list, certified as to quantity and quality, of any or all items of termination inventory exclusive of items the disposition of which had been directed or authorized by the Contracting Officer;

- Transfer to the Contracting Officer the completed or partially completed plans, drawings, information, and other property which, if the Contract had been completed, would be required to be furnished to the Department;

- Take such action as may be necessary, or as the Contracting Officer may direct, for the protection and preservation of the property related to the Contract which is in the possession of the Contractor and in which the Department has or may acquire any interest.

The Contractor shall proceed immediately with the performance of the above obligations notwithstanding any delay in determining or adjusting the amount of any item or reimbursable cost under this clause.

When the Department orders termination of the work under a contract, effective on a certain date or effective upon completion of a specified portion of the work, payment will be made as follows:

All completed units of work, under unit price pay items of the contract, will be paid at the contract unit price, subject to any adjustment of unit price allowed by other provisions of the contract.  Unit price items of work that are Minor Contract Items may also be subject to an equitable adjustment if the final quantity of work completed for the minor item is less than 35% of the original contract quantity and the work completed differs demonstrably from the balance of the work required under the contract for that item of work.  Any adjustment of a Minor Contract Item, under this clause, shall not exceed 100% of the original unit price bid for the Item.

Payment for partially completed work under a lump sum pay item shall be paid according to an agreed upon schedule of values for that item of work or, if there is no agreement, actual costs plus a reasonable profit.  If payment is made on the basis of actual costs, the payment shall not exceed the original contract lump sum amount for that bid item.

Payment for partially completed units of work under a unit price pay item shall be paid for on the basis actual costs plus a reasonable profit.  The payment shall not exceed the original contract unit price amount for that bid item, unless the partially completed work differs demonstrably from the balance of work required under the contract for that item.

Payment for materials included in the materials inventory, described above, will be made at actual cost delivered to the project or storage site, including transportation charges, to which cost 15% will be added.

After receipt of a Notice of Termination, the Contractor shall submit to the Contracting Officer, its claim for additional costs not covered above or elsewhere in these Specifications. Such claim may include such cost items as reasonable idle equipment time, mobilization efforts, bidding and project investigative costs, overhead expenses directly allocable to the project termination and not covered under work paid for in the preceding paragraph, legal and accounting charges and other expenses reasonably necessary in claim preparation, subcontractor costs not otherwise paid for, actual idle labor costs if work is stopped in advance of termination date, guaranteed payments for private land usage as part of the original Contract, and any other costs for which the Contractor feels reimbursement should be made. The intent of negotiating this claim would be to reach an equitable settlement figure with the Contractor. In no event, however, will loss of anticipated profits or consequential damages be considered as part of any settlement.

For any claim related to operating equipment owned by the contractor, the contractor is entitled to recover equipment costs based on the contractor's actual costs for ownership and actual operating expenses. For any claim related to idle equipment time for equipment owned by the contractor, the contractor is entitled to recover equipment rates based on the contractor's internal ownership costs adjusted to include the standby or idle costs only.  Claims for idle equipment time as a result of termination of the contract are limited to a maximum of 60 days, and may not include any operating expenses. In the case of rented or leased equipment, the contractor shall recover the lesser of its actual rental costs or fair market rental costs, and the amount paid shall not exceed 60 days rental.

The termination claim shall be submitted promptly, but in no event later than 90 days from the effective date of termination, unless extended in writing by the Contracting Officer within the 90 day period. Upon failure of the Contractor to submit its termination claim within the time allowed, the Contracting Officer may determine, on the basis of information available to him, the amount, if any, due the Contractor by reason of the termination and will thereupon pay to the Contractor the amount so determined.

The Contractor and the Contracting Officer may agree upon whole or any part of the amount or amounts to be paid to the Contractor by reason of the total or partial termination of work pursuant to this section. The Contract will be amended accordingly, and the Contractor will be paid the agreed amount.

In the event of the failure of the Contractor and the Contracting Officer to agree in whole or in part, as provided heretofore, as to the amounts with respect to costs to be paid to the Contractor in connection with the termination of work the Contracting Officer will determine, on the basis of information available to him, the amount, if any, due to the Contractor by reason of the termination and will pay the Contractor the amount determined as follows:

- All earnings and reimbursable costs and expenses payable in accordance with the Contract not previously paid to the Contractor for the performance of the work prior to the effective date of the Notice of Termination;

- So far as not included under 1. above, the cost of settling and paying claims arising out of the termination of work under subcontracts or orders which are properly chargeable to the terminated portions of the Contract;

- The reasonable costs of settlement with respect to the terminated portion of the Contract heretofore, to the extent that these costs have not been covered under the payment provisions of the Contract.

The Contractor shall have the right of appeal under the Department's claim procedures for any determination made by the Contracting Officer, except if the Contractor has failed to submit its claim within the time provided and has failed to request extension of such time, he shall have no such right of appeal.

In arriving at the amount due the Contractor under this section, there shall be deducted:

- All previous payments made to the Contractor for the performance of work under the Contract prior to termination;

- Any claim which the Department may have against the Contractor;

- The agreed price for, or the proceeds of sale of, any materials, supplies, or other things acquired by the Contractor or sold pursuant to the provisions of this section and not otherwise recovered by or credited to the Department; and,

- All partial payments made to the Contractor under the provisions of this section.

The Department will from time to time, under such terms and conditions as it may prescribe, make partial payments on account against costs incurred by the Contractor in connection with the terminated portion of the Contract whenever in the opinion of the Contracting Officer the aggregate of such payments shall be within the amount to which the Contractor will be entitled hereunder, otherwise the Contractor shall not be entitled to receive further payments until final settlement is reached.

Where the work has been terminated by the Department, said termination shall not affect or terminate any of the rights of the Department against the Contractor or its surety then existing or which may thereafter accrue because of such termination. Any retention or payment of monies by the Department due to the Contractor under the terms of the Contract shall not release the Contractor or its surety from liability.

Unless otherwise provided for in the Contract, or by applicable statute, the Contractor, from the effective date of termination and for a period of three years after final settlement under this Contract, shall preserve and make available to the Department at all reasonable times at the office of the Contractor, all its books, records, documents, and other evidence bearing on the cost and expenses of the Contractor under this Contract and relating to the work terminated hereunder.

Add the following subsection:

108-1.11 INTERIM COMPLETION DATE.  Preleveling on O’Malley Road shall be completed by September 30, 2001.

## SECTION 109

## MEASUREMENT AND PAYMENT

Standard Modification

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 1.Labor, delete “(supported by proof of rates)”.

Delete paragraph d., and substitute the following:

d.	plus Workers’ Compensation at 8% of a. The actual net rate will be used only when it exceeds 10% and when proof of rates are submitted within 30 days of the completion of the extra work. (5/31/00)M90

1. 	Labor. Replace sub-paragraphs e. and f., with the following:

e.	plus either subsistence and travel allowances, or prorated camp costs

f.	plus 35% of the sum of a, c, d, and e.

Delete item 5. and substitute the following:

# 5.	Work by a Subcontractor. The Contractor will receive a 5% markup on the total time and materials work defined in 1 through 4 above which is performed by an approved subcontractor or owner-operator. This markup will be for administrative expenses incurred in connection with the work. No percentage will be paid on work covered under bid items in the original Contract. No percentage over the amount covered above will be paid if a lower tier subcontractor does the work. (02/08/01) M 71

Special Provisions

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 3, Equipment, change the first sentence to read ..."Rental Rate Blue Book for Construction Equipment", published by Primica, 1735 Technology Suite 4-10, San Hosea CA    95110-1313.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region. (1/27/00) R14

Standard Modification

109-1.05 COMPENSATION FOR EXTRA WORK.

Delete item 5. and substitute the following:

- Work by a Subcontractor. The Contractor will receive a 5% markup on the total time and materials work defined in 1 through 4 above which is performed by an approved subcontractor. This markup will be for administrative expenses incurred in connection with the work. No percentage will be paid on work covered under bid items in the original Contract. No percentage over the amount covered above will be paid if the work is done by a sub-subcontractor.

Special Provisions

109-1.06 PROGRESS PAYMENTS. Add the following: Failure to submit a current schedule in accordance with subsection 108-1.03, Prosecution and Progress, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. Upon receipt of current schedules, from the Contractor, the Engineer will release this retainage. (9/21/92) R137

Add the following section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds. The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as ADOT&PF deems appropriate. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS. The following definitions will apply.

- Broker. A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF). The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment. The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself. To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its performance of the work. Other relevant factors will be considered. The Engineer makes the determination of CUF after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE). An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee. Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts. Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer. A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification. For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report. Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer. A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL. The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount. A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the Department reduces the quantity of work of a bid item involving a DBE firm, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

- Phase I - Bid. Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award. The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment. Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offer’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report. Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation. Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal. If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal. If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work. The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement. If the Engineer approves a DBE replacement, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal. In the event that the Contractor cannot

obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal. The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

- Good Faith Effort Criteria. The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening. It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening. The bidder must give the DBEs no less than five days to respond. The bidder may reject DBE quotes received after the deadline. Such a deadline for bid submission by DBEs will be consistently applied. DBEs certified to perform work items identified on Form

25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor. Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- Non-competitive DBE quotes may be rejected by the bidder. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service. Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation. Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding. Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration. Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration. The bidder must exercise such an opportunity within 3 calendar days of notification it has failed to meet the requirements of this subsection. As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The DBE Liaison Officer will make the decision on reconsideration.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so. If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder. The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work. Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section. CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function. In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that all of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking. The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm. A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker. (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department. The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- All subcontract work, with the exception of truck hauling, will be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

- The DBE will control all business administration, accounting, billing, and payment transactions. The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE. Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control

of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal. The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF. Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE. Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination. The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE. In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials. This shall include DBE trucking firms certified as a subcontractor and not a broker. Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work. If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work. Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06. (07/11/00)S 33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-3.01 GENERAL.  Add the following: Contractor shall remove all grubbing piles along the east side of Southeast Frontage Road between Sta. 1+105 and Sta. 1+345.926 Rt. and Southeast Ramp between Sta. 2+351.624 and sta. 2+550 Rt.

Once Alaska Communication Systems (ACS) has confirmed to the Contractor that the existing ACS manhole #S-431 at DIMOND Sta. 20+539, 13 meters Rt. is abandon the Contractor shall fill the abandon manhole with a sand slurry. To complete abandonment of the ACS manhole the Contractor shall remove the existing casting and grade rings and replace the casting and lid in order to provide as much cover above the manhole lid and finish grade in this location  as possible.

Add the following subsection:

202-3.06 PAVEMENT PLANING. Remove existing asphalt concrete pavement by cold planing at locations shown on the plans.  The surface of the pavement after planing shall be uniformly rough grooved or ridged.

The Contractor shall remove existing asphalt concrete pavement (the existing depth varies from approximately 50 mm to approximately 100 mm) by cold planing at locations shown on the plans.

The planing machine shall be specifically designed for the removal of bituminous pavement without the addition of heat.  The cutting drum shall be a minimum of 1.5 meters wide and shall be equipped with cutting teeth placed in a variable-lacing pattern to produce the desired finish.

The planing machine shall have the following capabilities:

- operating speeds from 0 to 12 meters per minute,

- self propelled,

- able to spray water at the cutting drum to minimize dust,

- able to remove material next to the gutter,

- designed so that the operator can at all times observe the planing operation without leaving the controls,

- adjustable as to slope and depth,

- longitudinal grade control automatically actuated by the use of a 9 meter ski, and

- able to cut up to 76 millimeters without producing fumes or smoke.

The Contractor shall provide a smaller machine to trim areas that are inaccessible to the larger machine at manholes, valve covers, curb returns, and intersections.

The Contractor shall not allow traffic to travel on surfaces that have an abrupt longitudinal planed edge greater than 50 millimeters.  In the event that it is necessary to route traffic across such edges, an asphalt concrete transition 0.6 meters in width shall be placed adjacent to the edge and to all gutters.  The Contractor shall maintain a tolerance of 3 millimeters by the planer between adjacent passes.

Remove all planed material from the project immediately after planing.

During the planing operations, sweep the streets with mechanical sweepers equipped with vacuum and water sprinkling devices to control dust and remove all loosened material from the planed areas.  The removal operation shall follow within 15 meters of the planing machine.

Disposal areas shall be outside the project limits and in accordance with subsection 202-2.04, Removal of Pavement, Sidewalks, Curbs, Etc.  Obtain written consent from the property owner. Obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt.  ADEC permitting officer in Anchorage may be contacted at 269-7590.

Pavement removed or planed by the Contractor shall be property of the Contractor.

202-3.07 REMOVAL OF FENCES.  The Contractor shall notify the Engineer five (5) days prior to removing fence for disposal.    At that time, the Engineer will physically identify portions of the fence to be salvaged.  The Contractor will deliver all designated fence and associated hardware to the Department of Transportation Maintenance Yard located in Anchorage at 5820 E. Tudor Road.  All remaining items removed shall become the property of the Contractor.  The Contractor shall not deliver any posts set in concrete.

202-5.01 BASIS OF PAYMENT.  Add the following: The removal of grubbing piles from the areas of the utility work and filling of the abandon manhole will be paid for by Item 202(1) Removal of Structures and Obstructions.

Asphalt pavement removed by any other methods except pavement planing shall be considered subsidiary to other contract items and no separate payment will be made.

The Contractor shall replace any loop detectors damaged by the planing operation in accordance with Section 660 at no additional cost to the Department.  If loops are encountered within the planing depth specified in the plans, their replacement will be measured and paid as Item 660(11) Traffic Loop.

Add the following:

Pay Item	No. Pay Item Description	Pay Unit

202(13)	Removal of Fence	Meter

202(15)	Pavement Planing	Square Meter

(7/03/99)R143M

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-2.04 MUCK EXCAVATION. Add the following: Stockpile muck excavation at a location convenient for the Contractor.  Stockpile muck excavation shall be placed in the wetlands mitigation area as topsoil.

Standard Modifications

203-3.02 EMBANKMENT CONSTRUCTION. Delete the 11th paragraph in its entirety and replace with the following:

Place rock embankment in lifts equal to the average rock dimension. Restrict maximum rock dimension to 1 m. Distribute spalls and finer rock fragments to level and smooth each lift. Place succeeding lifts without damaging previously completed lifts. Dump rock on the lift being constructed and distribute by blading or dozing to minimize voids, pockets, and bridging and to form a dense, well-compacted embankment. Avoid placing rocks exceeding 200 mm within 600 mm of finished subgrade.

In the 12th paragraph, first sentence, delete the words “from excavation”.

In the 12th paragraph, third sentence, insert the words “from excavation” after “wasted rock”.

(02/08/01)M 92

Special Provisions

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL. Delete this subsection in its entirety and substitute the following: Construct embankments with moisture and density control from specified materials placed and compacted at approximately their optimum moisture content.  Dry or moisten material as required.

Compact embankment material to not less than 95% of the maximum dry density as determined by AASHTO T 180, or ATM T-12.  The Engineer will determine in-place field densities using ATM T-3, or ATM T-11.

The Engineer will determine the maximum dry density of free-draining, non-plastic, cohesionless materials with less than 10% by weight passing the 0.075 mm sieve using ATM T-12.  (For some materials it may be necessary to perform both ATM T-12 and AASHTO T 180, in which case the highest maximum dry density is used.)  For materials with greater than 80% by weight passing the 4.75 mm sieve, AASHTO T 180, Method A with the plus 4.75 mm material removed and treated as oversize will be used.  AASHTO T 180, Method D will be used for materials with greater than 60% by weight passing the 19.0 mm sieve with the plus 19.0 mm material removed and treated as oversize.

AASHTO T 180 will be performed in accordance with Note 7 (the 12 hour stand time may be waived if the sample has not been dried to less than four percentage points below the optimum moisture content) and modified so that the moisture content of each trial is determined from the complete specimen and reported to the nearest 0.1%.  Section 13 is modified to include: 13.1.6 Bulk Specific Gravity of the oversize material; 13.1.7 Apparent Specific Gravity of the tested material minus the oversize; and 13.1.8 Zero Air Voids Curve calculated and plotted in accordance with ASTM D 1557, Sections 11.2 and 11.5. (4/7/00)R193M98

## SECTION 301

AGGREGATE BASE COURSE

Special Provision

301-2.01 MATERIALS. Replace this subsection with the following: The gradation of base course material shall conform to the requirements of Grading D-1, from Table 703-2.  The aggregate will be accepted for gradation based on random samples taken from the roadway after placing but prior to compaction.

At the Contractor’s option, recycled asphalt material (RAM) may be substituted for aggregate base course, millimeter for millimeter, if the following conditions are met:

1.	RAM shall be crushed or processed to 100% by weight passing the 37.5 millimeter sieve and 95-100% by weight passing the 25 mm sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| SIEVE | PERCENT PASSING BY WEIGHT |
| --- | --- |
| 25 mm | 100 |
| 19 mm | 70-100 |
| 9.5 mm | 42-90 |
| 4.75 mm | 28-78 |
| 1.18 mm | 11-54 |
| 300 m | 5-34 |
| 150 m | 3-22 |
| 75 m | 2-12 |

3.	The asphalt content shall be 2.5-5.0% by weight of the RAM.

301-3.03 SHAPING AND COMPACTING. After the first paragraph, add the following paragraph: Use the following density acceptance procedure where processed asphalt materials are used or where the specified thickness is 50 mm.

Density acceptance will be based on a roller pattern developed on a test strip.  A vibratory compactor with a minimum dynamic force of 178,000 Newtons shall make successive passes, with each measured by a nuclear densometer, until optimum density is achieved.  Adequate water shall be added for compaction.

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

CONSTRUCTION REQUIREMENTS

401-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN. Add the following to the first paragraph after ATM T-17: (version 01/93).

In the second paragraph on page 114, delete the last sentence and replace with the following: Tolerances will not be applied to the largest sieve specified.

401-2.03 ASPHALT Materials.  In the first paragraph, delete the reference to AC-5 and substitute the following: PG 52-28.

Delete the second paragraph and substitute the following.

Asphalt cement may be conditionally accepted at the source. Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping. Storage tanks used for the batch shall be noted on the test report. Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project. A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket. The location where antistrip is added may be changed with the approval of the Materials Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, Subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Manufacturer shall also certify:

- Date and Time of loading

- Batch number and storage tank

- Type, grade, temperature, and quantity of materials loaded

- Type and percent of anti-strip added.

401-3.09 PREPARATION OF AGGREGATES. In the first paragraph, delete AASHTO T-110 and substitute the following: ATM T-25.

401-3.11 TEMPORARY STORAGE. Add the following: The Contractor shall dispose of rejected asphalt concrete mixture at no cost to the State.

401-3.12 PLACING AND SPREADING. Add the following:  The Contractor shall place the Asphalt Concrete type III  prior to October 1, 2001.

401-3.14 JOINTS. Delete the last paragraph.  Delete the first paragraph and substitute the following: Construct the minimum number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.  The minimum specification limit for longitudinal joint density will be 91% of the MSG of the panel completing the joint.  Cut one minimum diameter 150 mm core centered on the longitudinal joint at each location the Contractor cores the mat for acceptance density testing in the panel completing the joint.  The Engineer will determine density in accordance with ATM T-18.

401-3.16 PATCHING DEFECTIVE AREAS.  Add the following: All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01 METHOD OF MEASUREMENT. Under Asphalt Cement, Number 1., add to the end of the second sentence: “..., or AASHTO T 308.”

Add the following paragraph to this subsection: Longitudinal joints.  By the meter.  The distance measured will be in both directions from a longitudinal joint core location to a point equal distance to the next longitudinal joint core.

401-4.02 ACCEPTANCE SAMPLING AND TESTING. Delete the third, fourth, fifth, and sixth full paragraphs on page 122, and substitute the following: The Engineer will take samples for the determination of asphalt cement content from the windrow, at the end of the auger, or from behind the screed prior to compaction.  The Engineer will determine asphalt cement content in accordance with ATM T-23, or AASHTO T 308 with the exception that the moisture content will be determined in accordance with ATM T-25.

Samples taken for the determination of aggregate gradations from drum mix plants will be from the combined aggregate cold feed conveyor via a sampling device, the stopped conveyor belt, or from asphalt concrete mixture samples taken from the same location as samples for the determination of asphalt cement content.  The Engineer will determine the aggregate gradation for samples from the conveyor system in accordance with ATM T-7.  For asphalt concrete mixture samples ***deleted*** the Engineer will determine the gradation in accordance with AASHTO T 30 from the aggregate remaining after the ignition oven (AASHTO T 308) has burned off the asphalt cement.

Maintain cold-feed conveyor sampling devices diverting aggregate from the full width of the conveyor system to provide a representative sample of the aggregate incorporated into the asphalt concrete mixture.

The Engineer will take samples taken for the determination of aggregate gradations from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates.  Determine the dry batched aggregate gradation in accordance with ATM T-7.  For asphalt concrete mixture samples, or cores, determine the gradation in accordance with AASHTO T 30 from aggregate remaining after the ignition oven (AASHTO T 308) has burned off the asphalt cement.

Within 24 hours of final rolling, neatly cut core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the core while removing.  Do not cut core samples from bridge decks.  Core one minimum diameter 150 mm core for acceptance density testing only.  Acceptance density testing will be in accordance with ATM T-18.  ***deleted***

Failure to cut core samples for acceptance testing within the specified period will result in a deduction of $100.00 per sample per day.  The Engineer will subtract the accrued amount under Item 401(6), Asphalt Price Adjustment.

Backfill and compact all voids left by sampling with new asphalt concrete mixture within 24 hours of sampling.  Failure to backfill voids left by sampling in the specified period will result in a deduction of $100.00 per hole per day.  Subtract the accrued amount under Item 401(6), Asphalt Price Adjustment.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE. Add the following: The longitudinal joint density price adjustment will apply when Asphalt Concrete Pavement quantities are equal to or greater than 900 megagrams.

Add the following under item 3.: The tolerances for the largest sieve specified will be plus 0% and minus 1%.

401-5.01 BASIS OF PAYMENT. Add the following to the first paragraph, No payment shall be made for asphalt cement, and asphalt concrete mix made with this cement, if tests of the asphalt cement sampled during production are out of specification.

Add the following: Longitudinal joint densities less than 91 percent of MSG, as defined is Subsection 401-3.14, will be measured in accordance with Subsection 401-4.01 and assessed a price adjustment of $1.00 per meter. The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

Anti-stripping additives will be subsidiary to other 401 items.

When more than one type of Asphalt Concrete Pavement or Asphalt Cement appears on the plans and bid schedule, letter suffixes will be included within the parentheses of the pay item numbers in order to differentiate between different types.

(05/21/01) R199M98

Add the following Section:

SECTION 407

STONE MASTIC ASPHALT CONCRETE PAVEMENT

Special Provisions

407-1.01 DESCRIPTION.  This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the Stone Mastic Asphalt (SMA) Concrete mixture on a previously prepared surface, all as specified in the contract and in conformance with the lines, grades and thicknesses shown on the plans.

407-2.01 COMPOSITION OF STONE MASTIC ASPHALT CONCRETE MIXTURES - JOB MIX DESIGN.  Stone Mastic Asphalt Concrete mixture shall be composed of aggregate, asphalt cement, and required additives combined within the limits specified in the contract.

Provide a Stone Mastic Asphalt Concrete mixture that meets the Stone Mastic Asphalt Concrete mix design requirements of Table 407-1.

Submit the following to the Engineer at least 15 calendar days prior to the production of Stone Mastic Asphalt Concrete mixture:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-9, Stone Mastic Asphalt Concrete Aggregate.  Stone Mastic Asphalt Concrete mixtures produced from different plants shall not be mixed.

2.	Representative samples of each of the aggregates to be blended.  Sample sizes: 45 kilograms of each intermediate and/or coarse aggregate, 90 kilograms of fine aggregate, 10 kilograms of blend sand and/or mineral filler.

3.	A minimum of three 4 liter samples of the asphalt cement proposed for use in the mixture.  Include name of product, manufacturer, test results as required in Section 702, manufacturer's certificate of compliance with Section 702, and a temperature/viscosity curve for the asphalt cement.

4.	A minimum 0.25 liter sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

5.	A minimum 2.5 kilogram sample of the stabilizing additive (cellulose or polyolefin) proposed for use in the mixture, including name of product, manufacture, test results as required in Section 407-2.05 and manufactures certificate of compliance with Section 407-2.05.

The Engineer will then evaluate the material and the proposed gradation using ATM T-17 (version 01/93) and the mix design requirements of Table 407-1 to establish the Job Mix Design.  Approved Job Mix Designs will become a part of the contract and will specify the target value for asphalt cement content, additives, and the allowable mixing temperature range.  Up to10 working days will be required to determine the Job Mix Design after receipt of all items specified above.

TABLE 407-1

STONE MASTIC ASPHALT CONCRETE

MIX DESIGN REQUIREMENTS

| Design Parameters | Requirement |
| --- | --- |
| Stability, Newton, min. | 4450 |
| Flow, 0.25 mm | 8-16 |
| Voids in total mix, percent | 3-5 |
| Compaction, number of blows each side of test specimen | 50 |
| Dust-asphalt ratio (the percent of material passing the No. 0.075 mm sieve divided by the percent of asphalt, by weight of mix) | 0.6-1.4 |
| Voids in the mineral aggregate (VMA), min. Voids In Coarse Aggregate (VCA) Of The Mix, % | 17.0 Less Than VCA Of The Coarse Aggregate As Determined By AASHTO T 19 |
| Asphalt Content, min. | 6.2% |

Approved Job Mix Designs will have the full tolerances shown in Table 407-4 applied and will not be limited to the broad band listed in Table 703-9.  Tolerances will not be applied to the largest sieve specified.

Submit changes in the Job Mix Design warranted by failure to meet the requirements of Table 407-1, changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio in the same manner as the original submittal.  A new Job Mix Design will only apply to Stone Mastic Asphalt Concrete mixture produced after submittal of the changes.

All mix designs after a Job Mix Design has been approved will be assessed a fixed fee of $1,500.00 each.

407-2.02 AGGREGATES.  Aggregates shall be of the type specified in the contract and shall conform to the requirements of Subsection 703-2.13.

407-2.03 ASPHALT MATERIALS.  Provide the grade of asphalt cement specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702.  Item 401(2) Asphalt Cement, Grade PG 52-28 shall be used in the SMA mixture on O’Malley Road and Item 407(2) Grade 58-28 shall be used in the SMA mixture on the New Seward Highway at Dimond Interchange Capacity Improvements.

Asphalt cement may be conditionally accepted at the source. Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping. Storage tanks used for the batch shall be noted on the test report. Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project. A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket. The location where antistrip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, Subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Manufacturer shall also certify:

- Date and Time of loading

- Batch number and storage tank

- Type, grade, temperature, and quantity of materials loaded

- Type and percent of anti-strip added

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 135  C) of the asphalt cement used on the project changes from

the viscosity of the asphalt supplied for the Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended until a new Job Mix Design is submitted and approved.

407-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM T-14 and included in the approved Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.

407-2.05 STABILIZING ADDITIVES.  Use cellulose or polyolefin stabilizing additives.  The dosage rate for cellulose is 0.3 percent by weight of the total mix.  The dosage rate for polyolefin is 0.4 percent by weight of the total mix.  The allowable tolerance per ton shall not exceed 10 percent of the required weight of the stabilizing additive.

The cellulose-stabilizing additive shall conform to the properties shown in Table 407-2. The polyolefin-stabilizing additive shall conform to the properties shown in Table 407-3.

TABLE 407-2

CELLULOSE STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Sieve Analysis: Method A - Alpine Sieve Analysis(1): Fiber Length Percent passing 0.150 mm sieve Method B - Mesh Screen Analysis(2): Fiber Length Percent passing 0.850 mm sieve Percent passing 0.425 mm sieve Percent passing 0.106 mm sieve | 6.4 mm (max) 60-80 0.9-1.5 mm (avg.) 75-95 55-75 10-30 |
| Ash Content(3) | 20% non-volatiles (max) |
| pH(4) | 7.5 +/-1.0 |
| Oil Absorption(5) | 5.0 +/-1.0 times fiber weight |
| Moisture Content(6) | < 5% |
| Bulk Density(7) | 20.0-40.0 kg/m3 |

Notes:

(1)	Method A - Alpine Sieve Analysis.  This test is performed using an Alpine Air Jet Sieve (Type 200 LS).  A representative five gram sample of fiber is sieved for 14 minutes at a controlled vacuum of 0.56 meters (+/- 75 mm) of water.  The portion remaining on the screen is weighed.

(2)	Method B - Mesh Screen Analysis.  This test is performed using 0.850, 0.425, 0.250, 0.180, 0.150 and 0.106 mm sieves, nylon brushes and a shaker.  A representative 10 gram sample of fiber is sieved, using a shaker and two nylon brushes on each screen.  The amount retained on each sieve is weighed and the percentage passing calculated.

(3)	Ash Content.  A representative 2-3 gram sample of fiber is placed in a tared crucible and heated between 593 and 649 C for not less than two hours.  The crucible and ash are cooled in a desiccator and reweighed.

(4)	pH Test.  Five grams of fiber is added to 100 ml of distilled water, stirred and let sit for 30 minutes.  The pH is determined with a probe calibrated with pH 7.0 buffer.

(5)	Oil Absorption Test.  Five grams of fiber is accurately weighed and suspended in an excess of mineral spirits for not less than five minutes to ensure total saturation.  It is then placed in a screen mesh strainer (approximately 0.5 square millimeter hole size) and shaken on a wrist action shaker for ten minutes (approximately 31.75 mm motion at 240 shakes/minute).  The shaken mass is then transferred without touching, to a tared container and weighed.  Results are reported as the amount (number of times its own weight) the fibers are able to absorb.

(6)	Moisture Content.  Ten grams of fiber is weighed and placed in a 121 C forced air oven for two hours.  The sample is then reweighed immediately upon removal from the oven.

(7)	Bulk Density.  Fluff fiber with air or Hobart Mixer, weigh out 25 grams of fiber, place in 100 ml cylinder, tap cylinder and measure volume.

TABLE 407-3

POLYOLEFIN STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Chemical Property | Ethylene, Propylene, Butane 1, Terpolymer, double bond free with no other functional group. |
| Specific Gravity | 0.86 |
| Size | Approx. 3 mm dia. by 3 mm length |
| Softening Point | 93 C |

407-2.06 PROCESS QUALITY CONTROL.  Sample and test materials for process QC of the Stone Mastic Asphalt Concrete mixture in accordance with Subsection 106-1.03.

Failure to perform process QC forfeits the Contractor's right to retests as provided for in Subsection 407-4.02.

CONSTRUCTION REQUIREMENTS

407-3.01 WEATHER LIMITATIONS.  Do not place Stone Mastic Asphalt Concrete mixture when it is raining or when rain is imminent, on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture.  Do not place Stone Mastic Asphalt Concrete mixture unless the surface temperature is 10  C or warmer, or after August 15 of any year.

407-3.02 EQUIPMENT.  Use equipment in good working order and free of asphalt concrete mix buildup.  Make all equipment available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

407-3.03 BITUMINOUS MIXING PLANTS.  Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the data to the Engineer at least one day prior to Stone Mastic Asphalt Concrete production.    Maintain a current Air Quality Permit issued by the State Of Alaska.

Provide a scalping screen on the asphalt plant to prevent oversize material or debris from being incorporated into the Stone Mastic Asphalt Concrete mixture.  Provide aggregate and asphalt cement-sampling locations meeting OSHA safety requirements.

Do not use proportioning (batch) scales for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

407-3.04 HAULING EQUIPMENT.  Haul Stone Mastic Asphalt Concrete mixture in trucks with tight, clean, smooth metal beds thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department's Approved Products List.  Do not use any petroleum product (e.g. diesel or fuel oil) as an asphalt release agent.  If truck beds are not satisfactorily cleaned, the Engineer may direct operations to cease.  The Engineer will not allow the operations to resume until measures are in place to insure proper cleaning of hauling units.  ***Deleted text***

Belly dumps will only be allowed as hauling units if a plan is developed and approved by the Engineer that ensures the following items are satisfactorily adhered to:

- Tracking of asphalt material on the haul route, both on and off the project, shall be eliminated or cleaned.

- Truck beds shall be cleaned and build up of material not allowed.

- Pavement mat temperature behind the screed shall be optimum for compaction.

If the above items are not performed to the Engineer’s satisfaction, the use of belly dumps will be terminated.

Cover the Stone Mastic Asphalt Concrete mixture with a secured watertight canvas cover extending at least 0.3 meters over the sides and end of the truck bed when required by the Engineer.

407-3.05 ASPHALT PAVERS.   Use self-propelled asphalt pavers equipped with a heated vibratory screed. Control grade and cross slope with automatic grade and slope control devices.  Use an erected string line, a mobile string line (ski) at least 9 meters in length, or other approved grade follower to automatically actuate the paver screed control system. Use grade control on either a) both the high and low sides or b) grade control on the high side and slope control on the low side.

Equip asphalt pavers with a receiving hopper having sufficient capacity for a uniform spreading operation.  Equip receiving hoppers with a distribution system to place the Stone Mastic Asphalt Concrete mixture uniformly in front of the screed.

Use a screed assembly that produces a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the Stone Mastic Asphalt Concrete

mixture.  Screed extensions used for paving a constant width shall be heated and vibrated. Place auger extensions within 0.5 meters of the screed extension on both sides, or per written manufacturer’s recommendations.

The use of a pickup machine to transfer Stone Mastic Asphalt Concrete mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collecting the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any detrimental effects are observed.

407-3.06 ROLLERS.  Supply a minimum of three rollers weighing a minimum of 11 megagrams each to compact the Stone Mastic Asphalt Concrete mixture to the required density while maintaining the pace of the paving operations.  Rollers shall be of the static steel wheel or vibratory steel wheel type.  The roller drums shall be a minimum of 2.1 meters wide.  Use self-propelled rollers specifically designed to compact hot asphalt concrete mixtures and capable of reversing without backlash.  The use of equipment, which results in crushing of the aggregate, or pick-up of the Stone Mastic Asphalt Concrete mixture, will not be permitted.

407-3.07 PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces in conformance with the plans and specifications.  Clean existing paved surfaces of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

After completion of planing of a section of the roadway, the Engineer shall inspect that section for areas of distress or failure.  Areas requiring repair shall have the remaining pavement removed, and the distressed area shall be excavated to the depth and limits directed by the Engineer.  Backfill the excavated area with crushed aggregate base course material in conformance with the requirements of Section 301, asphalt concrete leveling course, or with Stone Mastic Asphalt Concrete as directed by the Engineer.

Prior to placing Stone Mastic Asphalt Concrete mixture, uniformly coat pavement surfaces and contact surfaces of curbing, gutters, manholes, and other structures with tack coat material conforming to Section 402.

407-3.08 PREPARATION OF ASPHALT.  Provide a continuous supply of the asphalt cement to the mixer at a uniform temperature, within the Job Mix Design mixing temperature range.

407-3.09 PREPARATION OF AGGREGATES.    Provide adequate dry storage for the mineral filler and stabilizing additive.  Dry the aggregate for Stone Mastic Asphalt Concrete so the moisture content of the Stone Mastic Asphalt Concrete mixture, sampled from the windrow, the end of the auger, or from behind the screed prior to compaction, is less than 0.5% (by total weight of mix) as determined by ATM T-25.

Heat the aggregate for Stone Mastic Asphalt Concrete to a temperature compatible with the mix requirements specified.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  Stone Mastic Asphalt Concrete mixture in which soot or fuel is present is considered unacceptable per Subsection 105-1.11.

407-3.10 MIXING.  Uniformly combine the aggregate, asphalt cement, additives, and stabilizing additives in the amounts required by the Job Mix Design.  Mix the materials such that a complete and uniform coating of the aggregate is obtained.

1.	For batch plants.  Add the stabilizing additive through a separate inlet directly into the weigh hopper above the pugmill.  Time the addition of the stabilizing additive to occur during the hot aggregate charging of the hopper.  Provide adequate dry mixing time to ensure proper blending of the aggregate and fiber stabilizer.

2.	For drum mix plants.  Add cellulose-stabilizing additive into the drum mixer at the same point the asphalt cement is added.  Add polyolefin-stabilizing additive directly into the drum mixer through the RAP inlet.  Do not use polyolefin-stabilizing additive in a drum mix plant without a RAP inlet.  Operate the drum mixer to ensure complete blending of the stabilizing additive into the mix.

Dry mix Stone Mastic Asphalt Concrete with cellulose stabilizing additive a minimum of 15 seconds, and wet mix a minimum of 40 seconds.  Dry mix Stone Mastic Asphalt Concrete with polyolefin a minimum of 4 seconds, and wet mix a minimum of 30 seconds.  In batch plants, place the dry aggregate in motion immediately prior to the addition of asphalt cement. Use a wet mixing time adequate to obtain 98% coated particles when tested in accordance with AASHTO T 195.

Mix the Stone Mastic Asphalt Concrete within the temperature range determined by the Job Mix Design.

Proportion the mineral filler into the mixture uniformly and in the desired quantities.  Provide appropriate equipment for accurately proportioning the relatively large amounts of mineral filler required for a Stone Mastic Asphalt Concrete mixture.

407-3.11 TEMPORARY STORAGE OF ASPHALT CONCRETE MIXTURE. Temporary storing or holding Stone Mastic Asphalt Concrete mixture in silo type storage bins is permitted provided that the characteristics of the Stone Mastic Asphalt Concrete mixture are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Dispose of rejected Stone Mastic Asphalt Concrete mixture at no cost to the Department.

407-3.12 SPREADING AND PLACING.  Submit a Paving Plan for the Engineer's review a minimum of five working days prior to initiating paving operations.  The plan shall consist of, but not be limited to the following:

1.	Paving schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.  Process control-testing frequency for gradation, moisture, asphalt cement content, and compaction.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, weight, and operating speed of rollers.

e.	Location and method of constructing longitudinal and transverse joints.

f.	Construction plan for paving intersections and driveways.

Place Stone Mastic Asphalt Concrete mixture upon an approved surface, spread and strike off and compact to the required compacted thickness.  Spread and compact in one layer if the total thickness is 75 mm or less.  Use asphalt pavers to distribute the Stone Mastic Asphalt Concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 407-3.14.

Use hand tools to spread, rake, and lute the Stone Mastic Asphalt Concrete mixture in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.  In such areas, compact the Stone Mastic Asphalt Concrete mixture to the required compacted thickness.

Any Stone Mastic Asphalt Concrete mixture, which is contaminated or segregated, will be rejected.

Pave adjacent traffic lanes to the same elevation within 24 hours when the section of roadway being paved is open to traffic unless prevented by weather or other factors beyond control.  Place approved material against the outside pavement edge when the drop-off exceeds 50 mm.

When multiple lifts are specified in the contract, do not place the final lift until all lower lifts throughout that section, as defined by the Paving Plan, have been placed and accepted.

Do not pave against new concrete curb until it has cured for at least 72 hours.

407-3.13 COMPACTION.  Immediately after spreading, thoroughly and uniformly compact the Stone Mastic Asphalt Concrete mixture by rolling.

Roll with a minimum of three steel wheel rollers of a minimum weight of 11 megagrams each.  Adjust rolling procedures to provide the specified pavement density.  Operate rollers

at a uniform speed not to exceed 5 kilometers/hour and with the drive roller nearest the paver.  Roll until all roller marks are eliminated and the specified pavement density has been obtained.

Prevent adhesion of mixture to the rollers by moistening the wheels with water mixed with detergent or other approved material.  Replace rollers showing evidence of excessive pick-up.

Stop rolling operations once sufficient in-place density has been achieved.  Where migration of asphalt cement and filler to the compacted pavement surface has occurred, remove and replace with fresh Stone Mastic Asphalt Concrete mixture.

The target value for density will be 94% of the maximum specific gravity (MSG) as determined in accordance with AASHTO T 209.  For the first lot of Stone Mastic Asphalt Concrete, the MSG will be determined by the Job Mix Design.  For additional lots, the MSG will be determined by the sample from the first sublot of the lot.  Acceptance testing for field density will be determined in accordance with ATM T-18 except that a minimum 150 mm diameter core is required.  (Acceptance testing for field density of leveling course will not be done.)

Grade with rakes and lutes and compact with mechanical tampers areas not accessible to rollers.  Use a trench roller in depressed areas to achieve the required compaction.

Remove any Stone Mastic Asphalt Concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective and replace with fresh Stone Mastic Asphalt Concrete mixture and compact to conform with surrounding areas.  Remove and replace any area showing an excess or deficiency of asphalt cement.

Do not leave rollers, other equipment, or vehicles standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

407-3.14 JOINTS.  Minimize the number of joints and construct to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.

The minimum specification for longitudinal joint density will be 91 percent of the MSG of the panel completing the joint.  Cut one minimum 150 mm diameter core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  Density will be determined in accordance with ATM T-18.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Remove full depth improperly formed joints resulting in surface irregularities, replace with fresh Stone Mastic Asphalt Concrete mixture, and thoroughly compact.  Do not roll joints after the material has cooled below 65  Celsius.  All pavement removal shall be precut to a neat line with a power driven saw.

Apply a tack coat of asphalt cement or asphalt emulsion on all cold joints and allow to break prior to placing any fresh Stone Mastic Asphalt Concrete mixture against the joint.  Apply the tack coat just prior to paving.

Form transverse joints by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.  Skew transverse joints between 15-25 degrees.

Offset longitudinal joints in one layer from those in the layer immediately below by at least 150 mm.  Align the joints in the top layer at the centerline or lane lines.  Where pre-formed marking tape striping is required, offset the longitudinal joint in the top layer not more than 150 mm from the edge of the stripe.

407-3.16 PATCHING DEFECTIVE AREAS.  Remove any Stone Mastic Asphalt Concrete mixture that becomes contaminated with foreign material, is segregated, or is in any way defective.  Skin patching is not permitted.  Remove defective materials for the full thickness of the course.  Cut the pavement so that all edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees.  Coat edges with tack coat conforming to Section 402 and allow to cure.  Place and compact fresh Stone Mastic Asphalt Concrete mixture in sufficient quantity so that the finished surface conforms to grade and smoothness requirements.  Compact the Stone Mastic Asphalt Concrete mixture to the density specified.  No payment shall be made for material replacing defective material. All costs associated with patching defective areas shall be borne by the Contractor.

407-3.17 TEST SECTION.  Place a minimum of 270 megagrams of Stone Mastic Asphalt Concrete mixture in a test section at a location approved by the Engineer 5 days prior to proceeding with Stone Mastic Asphalt Concrete paving.  The test section is used to adjust the Job Mix Design asphalt cement content and also to familiarize the Contractor's personnel with the laydown and compaction of Stone Mastic Asphalt Concrete mixture.

Stone Mastic Asphalt Concrete mixture placed in the test strip that meets specifications will be measured and paid for at contract prices.  No payment will be made for mixture that does not meet specifications.  If the test strip is placed within the project limits and does not meet specifications, it shall be removed at the Contractor's expense.

407-4.01 METHOD OF MEASUREMENT.  Stone Mastic Asphalt Concrete mixture will be measured by the megagram in accordance with Section 109.  The weight used shall be the megagrams used in the accepted pavement and no deduction will be made for the weight of asphalt cement material, anti-stripping agent or any other additive used in the mixture.

A price adjustment, when applicable, will be made based on a quality level analysis under Subsection 407-4.03.

Asphalt cement will be measured by the megagram based on the weight of asphalt cement calculated using the percent of asphalt cement for each sublot as determined by ATM T-23, or AASHTO T308.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.  If the asphalt cement content is determined by ATM T-23, the percent of asphalt cement for each sublot will be reduced by 0.4 percent for Stone Mastic Asphalt Concrete containing polyolefin.  If the asphalt cement content is determined by AASHTO TP 308, the percent of asphalt cement for each sublot will be reduced by 0.4 percent for Stone Mastic Asphalt Concrete containing polyolefin, and by 0.3 percent for Stone Mastic Asphalt Concrete containing cellulose.

The Engineer may direct at any time that tankers be weighed before and after unloading in his presence.  If the weight determined at the project varies more than one percent from the invoice amount, payment will be based on the weight determined at the project.

No payment will be made for any asphalt cement in excess of 0.4 percent above the optimum asphalt cement content specified in the Job Mix Design.

Any leftover, waste, or diversion will be computed in a manner to be determined by the Engineer.  The weight of asphalt cement in waste Stone Mastic Asphalt Concrete will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Longitudinal joints will be measured by the meter.  The distance measured will be in both directions from a longitudinal joint core location to a point equal distant to the next longitudinal joint core.

407-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of Stone Mastic Asphalt Concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project.  The Engineer shall perform acceptance sampling and testing.  The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 4,500 megagrams.  The lot will be divided into sublots of 450 megagrams, each randomly sampled and tested for asphalt cement content, density, and gradation in accordance with this subsection.  If the project has more than one lot and less

than eight additional sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the price adjustment computed for the prior lot will include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 900 megagrams and 4,499 megagrams, the contract quantity will be considered one lot.  The lot will be divided into 5 equal sublots and randomly sampled for asphalt cement content, density and gradation in accordance with this subsection.  The Engineer shall select one sample for every 900 megagrams of mix, or majority portion thereof, for testing.  If the test result(s) conform to the specification limits, the lot will be accepted and the weight of asphalt cement for the lot will be calculated from the average of the asphalt cement content tests performed.  If only one asphalt cement content test is preformed, the weight of asphalt cement for the lot will be calculated from that one test result.  If any of the test results fail to conform to specification limits, the remaining samples will be tested and the lot evaluated for price adjustment in accordance with subsection 407-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt cement content and density.

If the contract quantity is less than 900 megagrams, Stone Mastic Asphalt Concrete pavement shall be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the Stone Mastic Asphalt Concrete mixture to the specified depth and finished surface requirements and tolerances.  Any area of finished surfacing that is segregated, fails to meet surface tolerance requirements, cools to below 65  C prior to completing compaction, or is any other way defective shall be removed and replaced with fresh Stone Mastic Asphalt Concrete mixture.  Removal and replacement of defective pavement shall be at no additional cost to the Department.

Samples taken for the determination of asphalt cement content will be taken from behind the screed prior to initial compaction.  Asphalt cement content will be determined by ATM T-23, or AASHTO T 308 with the exception that ATM T-25 will determine the moisture content.

Samples taken for the determination of aggregate gradation will be from the same location as samples taken for asphalt cement content.  Aggregate gradation will be determined in accordance with AASHTO T 30 from the aggregate remaining after the ignition oven (AASHTO T 308) has burned off the asphalt cement.

Cut one full-depth core samples with a minimum diameter of 150 millimeters from the finished lift from each sublot within 24 hours of final rolling.  The ***deleted*** core sample will be used for density acceptance testing in accordance with ATM T-18 ***deleted***  Neatly cut the core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the cores while removing.  Do not cut core samples from Stone Mastic Asphalt Concrete mats on bridge decks.  Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

Backfill all voids left by sampling with fresh Stone Mastic Asphalt Concrete mixture and compact within 24 hours of sampling.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

Samples will be evaluated for acceptance in accordance with Subsection 407-4.03.

A retest of any sample outside the limits specified in Table 407-4 may be requested.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  Verbal requests with the written request to be delivered after the specified 7 days will not be accepted.  The sample(s) for retesting shall be taken within 24 hours of the notice to the Engineer requesting the retest(s).  The Engineer will mark the sample location for the retest.  Failure to provide the sample(s) for retesting within the specified period forfeits the right for a retest for the affected sample(s).  The original test result will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample will be allowed.

407-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to Stone Mastic Asphalt Concrete mixture when the contract quantity equals or exceeds 4,500 megagrams except as defined in Subsection 407-4.02.  The longitudinal joint density price adjustment will apply when Stone Mastic Asphalt Concrete quantities are equal to or greater than 900 megagrams.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis Method as specified in Subsection 106-1.03 to determine the estimated percent of a lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in accordance with SP-7, the Standard Practice for Determination of Outlier Test Results. Outlier test results shall not be included in the price adjustment calculations.  If any sieve size on a gradation test, or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sample will not be included in the price adjustment.  The density test result for that sample will be included in the price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price adjustment but the gradation and asphalt cement content results for that sample will be included provided neither is an outlier.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean (x) and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the specification limits of a material that is acceptable as a process average and receive 100 percent pay.  The contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size specification for gradation shall be 1.00.  The price adjustment is based on the lowest of two pay factors.  The first factor is a composite pay factor for Stone Mastic Asphalt Concrete mixture that includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing non-specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing non-specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with Subsection 105-1.11.

The Engineer can reject material that appears to be defective based on visual inspection.  Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

1.	Quality Level Analysis.  Procedures for computation of composite pay factors are as follows:

Eliminate test results found to be outliers by SP-7 (Standard Practice for Determination of Outlier Test Results) and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean (x) of the remaining test results:

Where:	Σ  = summation of

x=Σxn

x  = individual test value to xn

n  = total number of test values

x is rounded to the nearest tenth for density and all sieve sizes except the 0.075 mm sieve.  x is rounded to the nearest hundredth for asphalt content and the 0.075 mm sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

Where:	Σ(x2)  =  summation of the squares of individual test values.

s=nΣ(x2)−(Σx)2n(n-1)

(Σx)2  =  square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest 0.01 for density and all sieve sizes except the 0.075 mm sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt content and the 0.075 mm sieve.

If the computed sample standard deviation (s) is less than 0.001, then use s = 0.20 for density and all sieve sizes except the 0.075 mm sieve.  Use s = 0.020 for the 0.075 mm sieve and asphalt cement content.

3.	Compute the Upper Specification Limit (USL) and Lower Specification Limit (LSL).  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 407-4.  The tolerances for the largest sieve specified will be plus 0% and minus 1%.  The TV is the specification value defined by the Job Mix Design.  The TV for density is 94 percent of the maximum specific gravity (MSG).  The LSL for density is 92 percent of MSG and the USL is 96%.

4.	Compute the upper quality index (QU):

Where:	USL = Upper Specification Limit

QU=USL-xs

QU is rounded to the nearest hundredth.

5.	Compute the lower quality index (QL):

Where:	LSL = Lower Specification Limit

QL=x-LSLs

QL is rounded to the nearest hundredth.

6.	Determine PU (percent within the upper specification limit that corresponds to a given QU) from Table 106-1.  For negative values of QU, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

7.	Determine PL (percent within the lower specification limit that corresponds to a given QL) from Table 106-1.  For negative values of QL, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

8.	Determine the Quality Level (QL), the total percent within specification limits, for aggregate gradation, asphalt cement content, and density.

QL = (PL + PU) - 100

9.	Using the Quality Levels from step 8, determine the lot Pay Factor for Density (DPF), and gradation and asphalt cement content pay factors (PF) from Table 106-2.

10.	Calculate the lot Stone Mastic Asphalt Concrete mixture Composite Pay Factor (CPF) for asphalt cement content and gradation using the following formula:

Round the Composite Pay Factor (CPF) to the nearest hundredth.

CPF=[f19mm(PF19mm)+f12.5mm(PF12.5mm)+.......fac(PFac)]Σf

Table 407-5 is used to determine the weight factor (f) for each sieve size and asphalt cement content.

Table 407-4

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 19.0 mm sieve | TV-5.0 | TV+5.0 |
| 12.5 mm sieve | TV-5.0 | TV+5.0 |
| 9.5 mm sieve | TV-5.0 | TV+5.0 |
| 4.75 mm sieve | TV-4.0 | TV+4.0 |
| 2.36 mm sieve | TV-4.0 | TV+4.0 |
| 1.18 mm sieve | TV-4.0 | TV+4.0 |
| 0.600 mm sieve | TV-4.0 | TV+4.0 |
| 0.300 mm sieve | TV-3.0 | TV+3.0 |
| 0.150 mm sieve | TV-3.0 | TV+3.0 |
| 0.075 mm sieve | TV-2.0 | TV+2.0 |
| Asphalt % | TV-0.40 | TV+0.40 |
| Density | 92% | 96% |

Table 407-5

WEIGHT FACTORS

| Sieve Designation | Factor (f) |
| --- | --- |
| 19.0 mm sieve | 3 |
| 12.5 mm sieve | 5 |
| 9.5 mm sieve | 6 |
| 4.75 mm sieve | 10 |
| 2.36 mm sieve | 4 |
| 1.18 mm sieve | 4 |
| 0.600 mm sieve | 4 |
| 0.300 mm sieve | 6 |
| 0.150 mm sieve | 8 |
| 0.075 mm sieve | 10 |
| Asphalt % | 40 |

407-5.01 BASIS OF PAYMENT.  The accepted quantity will be paid for at the contract unit price for the pay items listed below, complete in place.

Anti-strip additives will be subsidiary to Item 407(2) Asphalt Cement, Grade PG 58-28.

Stabilizing additives will be subsidiary to Item 407(1) Stone Mastic Asphalt Concrete.

A change order/directive is not required for Asphalt Price Adjustment pay items.  The approved Job Mix Design will initiate Anti-Strip Additive at the prescribed rate and the Notice to Proceed shall constitute the notice required to initiate Item 407(4), Asphalt Price Adjustment.

The Asphalt Price Adjustment will be the sum of the price adjustments for each lot, fees accrued for subsequent Job Mix Design evaluations as outlined in Subsection 407-2.01, and fees accrued for failure to cut cores and/or backfill voids left by sampling in the allotted time as outlined in Subsection 407-4.02.  The Asphalt Price Adjustment will be algebraically added to the Contractor's payment for Stone Mastic Asphalt Concrete.  Individual lot price adjustments will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (megagrams in lot) x (PAB)

PAB = Price Adjustment Base =  $57.63/ Megagram

* Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.

Longitudinal joint densities less than 91 percent of MSG as defined in Subsection 407-3.14 will be measured in accordance with Subsection 407-4.01 and assessed a price adjustment of $1.00 per meter.  The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

407(1)	Stone Mastic Asphalt Concrete	Megagram

407(2)	Asphalt Cement, Grade ____	Megagram

407(4)	Asphalt Price Adjustment	Contingent Sum

(02/28/01)R163M98

##### SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01 DESCRIPTION Add the following: This work also consists of drilling into portions of an existing bridge as shown on the plans or as described in these special provisions.

Where portions of a bridge are to be chipped or removed, perform the chipping and removal operations without damage to any portions of the structure that are to remain in place.  Repair all damage to existing concrete, which is to remain in place, to a condition equal to that existing prior to the beginning of the chipping or removal operations.  The cost of repairing existing concrete damaged by the Contractor’s operation is at the contractor’s expense.

501-3.07 PLACING CONCRETE. Add the following to item 10., Placing Anchor Bolts:

When joining new construction to existing concrete by means of steel anchor bolts bonded by an epoxy cartridge system into holes drilled in the existing concrete, drill the holes by methods that do not shatter or damage the concrete adjacent to the holds.

Drilling of concrete consists of drilling of various diameters through prestressed concrete bridge members, as shown on the plans and in conformance with the requirements in these special provisions.

Do not damage or otherwise contact prestressing steel strands, longitudinal reinforcement or transverse reinforcement when drilling through prestressed concrete members.  Field verify the locations of reinforcement prior to drilling holds.  Provide results of the field survey to the Engineer prior to drilling holes.

Reject holes in which longitudinal or transverse reinforcement is encountered during drilling before the specified depth is attained.  Drill a new hole, which does not strike reinforcement, adjacent to the rejected hole to the depth shown on the plans.  With the approval of the Engineer, holes may be cored through reinforcing steel to the correct depth.  Fill all rejected holes with epoxy grout.

Do not drill or core holes in the decks of precast, prestressed girders.  Drilling or coring done by the Contractor but not shown on the plans will not be paid under this contract.

Place the bonding material and anchor bolts into clean and dry holes.

Use an epoxy cartridge system that consists of (1) a bonding material that is a two component epoxy contained in a cartridge having two separate chambers; and (2) an applicator that is a special dispensing gun having a replaceable static mixing nozzle.  Use an epoxy cartridge system appropriate for the service temperature and ambient concrete temperature at the time of installation.

Epoxy cartridge systems are subject to the approval of the Engineer.  Use epoxy cartridge systems that meet the requirements of the Acceptance Criteria for Adhesive Anchors in Concrete and Masonry Elements, AC58, date July 2000, by the ICBO Evaluation Service, Inc.  Meet the suitability requirements for creep, in-service temperature, dampness, freezing and thawing, and seismic qualification of these acceptance criteria.  Approval of epoxy cartridge systems is contingent upon the Contractor submitting to the Engineer one sample of each type of epoxy cartridge system, manufacturer’s installation instructions, and certified results of test, either by a private testing laboratory or the manufacturer, indicating compliance with the above requirements.

The following products have been found to substantially meet these requirements and are conditionally approved for use on this project:

| ## Conditionally Acceptable Manufacturer | Model of Epoxy Cartridge System | Manufacturer’s Phone Number |
| --- | --- | --- |
| Simpson Strong - Tie | SET Models SET22 and SET56(Model # designates volume of cartridge in fluid ounces) | 1-510-460-9912 1-630-543-2797 |
| Covert Operations | CIA Gel 7000 | 1-800-827-7229 |
| Adhesive Technology (Division of US Anchor Corp.) | Anchor-it HS-200 | 1-800-262-4748 |
| ITW Ramset/Redhead | Epcon Ceramic 6 | 1-800-368-9724 |
| Hilti | HSE 2421 | 1-907-344-8351 |

Do not use the above conditionally approved products when:

1.	Temperature of concrete exceeds 45C.

2.	There is a likelihood of fire

3.	Coated bars, rods or bolts are specified unless the embedment depth is increased by 50%

4.	The concrete temperature is below 5C

Provide epoxy cartridges that are clearly and permanently marked with the manufacturer’s name, model number of epoxy cartridge system, manufacturing date, and lot number.  For each carton or epoxy cartridges provide the manufacturer’s installation procedures, minimum cure time and such warning or precautions concerning the contents as may be required by State or Federal laws and Regulations.

Provide with each shipment of epoxy cartridge system, regardless of which epoxy product is furnished, a Certificate of Compliance as provided in subsection 106-1.05 “Certification of Compliance,” of the Standard Specifications.  Provide certificates which state that the material complies with the specifications and data submitted in obtaining acceptance.

Drill holes to the diameters and depths as recommended by the manufacturer and sufficient to develop the ultimate strength of the steel dowel.

After bonding, support all anchor bolts as necessary to prevent movement during curing.

Do not disturb the anchor bolts until the epoxy has cured the minimum time specified by the manufacturer.  Anchor bolts that are improperly bonded, as determined by the Engineer, will be rejected.  Drill new holes and place new securely bonded anchor bolts at no expense to the State.

Meet the requirements of subsection 712-2.01, “Water”, for water for core drilling operations.

Do not permit unfiltered water from core drilling operations to fall on public traffic, to flow across shoulders or lanes occupied by public traffic, or to flow into gutters, other drainage facilities, or streams.  Wastewater from coring must be contained and filtered before begin discharged into any stream, such that the wastewater meets the standards given tin the General Permit.

501-5.01 BASIS OF PAYMENT. Add the following:

All materials and labor required for installations of anchor bolts are subsidiary to item 504(1) Structural Steel.

SECTION 504

STEEL STRUCTURES

Special Provisions

504-1.01 DESCRIPTION.   Add the following:

Erecting includes drilling and epoxying of the anchor bolts, attaching the bridge sign mount units and mounting the signs as shown on the plans.

Apply an approved thread locking system, consisting of a cleaner, primer and anaerobic adhesive to all nut and bolt connections.  Remove lubricants and foreign materials from the threaded areas of both parts using the cleaner and small wire brush.  Apply the primer to cover the threaded areas of both parts.  Apply the anaerobic adhesive to fill the male threads in the area of the final position of the nut.  Install the nut at the location and to the torque shown on the plans, and apply an additional fillet of anaerobic adhesive completely around the exposed junctions of the nut and male part.

504-3.01 FABRICATION.  Add the following to item No. 8.

Provide a Quality Control Inspection per AWS D1.1 or Fabrication Inspection per AWS D1.5 for all field welding.  This responsibility includes providing all NDE (Non-Destructive Examination) mandated on the plans and by the relevant welding code.  It is to be noted that AWS D 1.5 mandates NDE of welds even though such tests are not specifically indicated on the plans or project specifications.

504-3.02 ERECTION. Add the following to item 1.  Holes may be drilled after galvanizing provided all holes are repaired by thoroughly wire brushing the damaged areas and removing all loose and cracked coating, after which paint the cleaned areas with two (2) applications of galvanizing repair paint.

Repair all structural steel paint areas damaged by the Contractor’s operations and holes drilled through existing steel members by thoroughly wire brushing the damaged areas and removing all loose and cracked coating, after which the cleaned areas are to be painted with 2 applications of a galvanizing repair paint.

Existing structural steel may be coated with lead based paint.  Installation of bridge signs and other various items of work may require disturbing or removing a very small amount of paint.  Follow all applicable OSHA, EPA, and Department of Environmental Conservation requirements during the removal process.

Dispose of all materials removed and not reinstalled in the course of this work in accordance with the requirements of Section 202.

Add the following:

10.	Bridge Sign Mount Units:

When the epoxy bonding the anchor bolts to the bridge has sufficiently cured in accordance with the manufacturer’s specifications and as approved by the Engineer, the bridge sign mount units may be attached.

Install all steel anchors brackets, pipe sleeves, and high strength bolts as shown on the plans or as directed by the Engineer.

Adjust installed bridge sign mount units such that the low point of the final installed bridge sign is above the bottom of the girder.

504-4.01 METHOD OF MEASUREMENT. Add the following: Structural Steel will include all work and materials required to install the signs as shown on the plans.

504-5.01 BASIS OF PAYMENT. Add the following: Removal of existing signs and luminaires mounted to the bridge is subsidiary.

The portions of bridge to be chipped or removed are subsidiary.

## SECTION 505

## PILING

Special Provisions

505-3.03 PILE Bearing Values.  Delete the first paragraph of this section and substitute the following: Drive all piles, except piles for lighting standards, to the required ultimate bearing capacity.  The required ultimate bearing capacity is the design pile load as indicated on the Plans multiplied by a factor of safety.  Lighting standard piles need not be driven to a required ultimate bearing capacity. Instead, install the length of pipe pile shown on the plans for each lighting standard foundation.

505-3.05 Minimum PENETRATION Add the following: For lighting standards, install piles of sufficient length to cut the pile at the required cut-off elevation and to provide the minimum installed length shown on the plans.  Calculate installed length by subtracting the length of pile cut off from the length of pile furnished before installation.  Furnish, at the Contractor’s expense, increased pile lengths to provide for fresh heading and to suit the Contractor’s method of installation.  Sites for the lighting standard foundations can contain subsurface soils that consist of very dense sandy gravel with cobbles and boulders.

505-3.09 DRIVING Piles.  Add the following: Be advised that in many cases to install the steel pipe piles, the Contractor may need to pre-bore, spud, use a larger pile-driving hammer, and excavate inside the pile, in addition to normal pile driving techniques. Submit a pile-driving plan to the Engineer, for approval, at least 14 calendar days prior to driving the first steel pipe pile.  At a minimum, the pile-driving plan shall consist of the a.) pile driving hammer, or hammers, to be used, b.) alternate techniques planned for pile installation, and c.) equipment used for the pile driving operation. When the Contractor can not achieve the minimum installed length shown on the contract plans, install the pile tip to an elevation established by the Engineer.

505-4.04 Method of Measurement.

Add the following to numbered paragraph 2:

2.	Do not measure piles for lighting standards for payment.  Consider all costs of furnishing and installing piles a subsidiary obligation of Item 660(3), Highway Lighting System Complete.

Add the following section:

SECTION 514

PEDESTRIAN OVERCROSSING ROOF REHABILITATION

514-1.01 DESCRIPTION. This work includes the removal of all roofing material, including flashing, and the replacement of those materials from the bridge and stairway areas on the Rabbit Creek Pedestrian Overcrossing No. 1239.

514-2.01 MATERIALS.

50 mm x 150 mm tongue and grove decking

11 mm OSB board

0.060 fully adhered EPDM rubber membrane

Metal Flashing

Paint

50 mm x 200 mm fascia

514-3.01 CONSTRUCTION REQUIREMENTS. Prior to beginning work on the overcrossing the Contractor will submit a Traffic Control Plan in accordance with subsection 643-1.03.  The Contractor shall remove all existing metal edge flashing, OSB board, tongue and groove decking, fascia, and rubber membrane.  Dispose of all roofing demolition debris.  The Contractor shall clean the roof area prior to installing the new materials.

Mechanically attach 50 mm x 150 mm tongue and grove decking, 50 mm x 200 mm fascia, 11 mm OSB board to the roof structure.  Install 0.060 fully adhered EPDM rubber membrane to roof area, to the manufacturer’s recommendations. Install new metal perimeter edge flashing. Paint new material to match existing.

Installation of all new materials shall be of the same pattern and quality of workmanship as the existing materials were when constructed.

The Contractor shall comply with the requirements of subsection 643-3.08 Construction Sequencing when working on the Overcrossing.

The Contractor shall apply appropriate bracing to safely secure the overhead structure while performing repairs to the structure.

514-4.01 METHOD OF MEASUREMENT.

Pedestrian Overcrossing Roof Rehabilitation..  This item consists of all labor, materials and equipment required to remove existing deteriorated roofing materials and install new roofing materials on the Rabbit Creek Pedestrian Overcrossing No. 1239.

514-5.01 BASIS OF PAYMENT. At the Contract price per unit of measurement for the pay item listed below as shown in the bid schedule.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

514(1)		Pedestrian Overcrossing Roof Rehabilitation	Lump Sum

SECTION 604

MANHOLE AND INLETS

Special Provisions

604-3.01 CONSTRUCTION REQUIREMENTS. Add the following Shoring of the existing ACS and/or CEA underground duct system shall be required for the installation of Storm Drain Structure No. S-3 in the Southeast Loop Ramp at Sta. 2+947.3, 3.6 meter Rt.   The Contractor shall coordinate with the ACS and CEA to develop a shoring plan for each utilities underground duct system. The shoring plan shall be agreed to and approved by ACS and CEA for the existing underground duct systems before starting the excavation for Storm Drain Structure S-3. The Contractor shall provide a schedule and a 15 calendar day advance notice in writing to ACS and CEA once a shoring plan has been developed and approved so the ACS and CEA personal can be on site during the excavation.  To establish a point of contact for ACS and CEA as well as where to send the written notice to the Contractor can call 564-1691 for ACS engineering and call 762-7656 for CEA engineering.

Chugach Electric Association Inc. (CEA) has an existing electrical manhole on the Southeast Loop Ramp at Sta. 2+996.44, 5.5 meters Rt. that will require adjustment to match the new pathway grading in this location. Adjustment of this electrical manhole shall be accomplished by CEA or their Contractor.  The Contractor shall coordinate and schedule CEA to do the adjustment for this manhole frame and grate to finished grade as determined by the plans and specifications and/or the project engineer. The Contractor shall give CEA a 15 day advance written notice to schedule the CEA crews or their contractor crews and one (1) calendar day to complete the manhole adjustment. To establish a point of contact for CEA personal as well as where to send the written notice to, the contractor can call 762-4618 for CEA engineering.

604-4.01 METHOD OF MEASUREMENT. Add the following: Item 604(11) Furnish and Install Manhole Frame and Grate involves removing existing frame and grate and replacing with a new frame and grate.  Any adjustments required of the manhole shall be subsidiary to Item 604(11).  A frame and grate shall be considered one unit and shall be measured as a complete unit and accepted in final position.

604-5.01 BASIS OF PAYMENT. Add the following: Shoring for the existing underground duct systems will not be paid for directly but will be considered subsidiary to the manhole and inlet installation.

Pay Item No.	Pay Item	Pay Unit

604(11)	Furnish and Install Manhole Frame and Grate	Each

SECTION 606

GUARDRAIL

Special Provisions

606-1.01 DESCRIPTION. Add the following: This work shall also consist of removal of the existing concrete barrier and installation of new guardrail as shown on the plans.

This work shall also consist of installing batter boards and slotted rail terminals at the locations shown on the plans.

606-2.01 MATERIALS. Add the following: Batter board shall consist of nominal 50 x 200 millimeter treated lumber. It shall be of a timber stress grade of 8,275 kiloPascals or more in accordance with the American Institute of Timber Construction. Timber shall be treated in accordance with Section 714. AC-5 asphalt cement shall conform to the requirements of Section 702, Asphalt Materials. Cover coat material shall meet the requirements of Table 703-5, Grading D, E, F or G.

606-3.07 REMOVAL AND DISPOSAL OF EXISTING GUARDRAIL. Add the following: The Contractor shall notify the Engineer, five (5) days prior to removing guardrail for disposal.  At that time the Engineer will physically identify guardrail to be salvaged.  All guardrail and associated hardware so designated will be delivered to the Department of Transportation Maintenance Yard located in Anchorage at 5820 E. Tudor Road.  All remaining items removed shall become the property of the Contractor.

Add the following subsections:

606-3.09 REMOVAL AND DISPOSAL OF CONCRETE BARRIER. All materials, attachments, terminal ends, and associated hardware from the existing concrete barrier that are to be removed and disposed of shall become the property of the Contractor.

606-3.10 CRASH CUSHION. Use crash cushions that are redirective and non-gating as specified in the National Cooperative Highway Research Program Report 350, 1993, test Level 3 (NCHRP 350 TL-3). Submit crash cushion performance data and installation procedure to the Engineer for approval.

Install crash cushions in accordance with the manufacturer’s recommendations.  Install crash cushions where shown on the plans and in accordance with the 1996 AASHTO “Roadside Design Guide”.  Install concrete foundation units in accordance with manufacturer’s recommendations and Section 501 of the specifications.

Attach a manufactured flexible marker to the end terminal post at each crash cushion.  Mount all markers to extend at least 500 mm above the top of the guardrail.  The bottom of the markers shall not extend below the terminal element.  Ensure that each marker displays at least 0.8 square meters of yellow reflective sheeting towards traffic.  Use one of the following or a an approved equal:

- Carsonite International.  Use four 5 mm diameter steel bolts.

- Safe-Hit Corporation. Use two 9 mm diameter galvanized steel bolts.

3.	Flexible Safety Zoning.   Use three 9 mm diameter steel bolts.

606-3.11 BATTER BOARDS. After installation, roadside face of batter boards shall be coated with AC-5 asphalt cement and covered with cover coat material.

606-4.01 METHOD OF MEASUREMENT. Add the following: The accepted removal and disposal of the existing concrete barrier will be paid for at the contract lump sum price which will be full compensation for removing and disposing of the concrete barrier, attachments, terminal ends, and all other associated hardware in accordance with the contract.

Crash cushions will be paid for per each unit installed and accepted in place.  Payment will be full compensation for furnishing and installing, the crash cushions including all hardware, concrete foundation units, incidentals, labor, and associated materials required for a complete installation accepted in place.

Batter boards will not be measured for payment.

606-5.01 BASIS OF PAYMENT.   Add the following pay item: Batter boards will not be paid for directly, but will be subsidiary to Item 606(1), W-Beam Guardrail.

###### Pay Item No.	Pay Item	Pay Unit

606(8)	Remove and Dispose Concrete Barrier	Lump Sum

606(9)	Crash Cushion	Each

SECTION 615

## STANDARD SIGNS

Special Provisions

615-2.01 MATERIALS. Under item 1. change the first sentence to the following: The Department will supply shop drawings and index.

Under item 3. Add the following: Use 65 mm PT sign posts for all 615(1) Standard Sign items on O’Malley Road.

615-3.01 CONSTRUCTION REQUIREMENTS. Replace item 7 with the following:

- The Contractor shall notify the Engineer five (5) days prior to beginning sign salvage activities. The Engineer will identify those signs to be salvaged. The Contractor shall disconnect each sign panel the Engineer indicates to be salvaged from the post.  Panels will be neatly stacked in a pile and posts and associated hardware in another pile.  The salvaged material shall then be inspected and approved by the Engineer. If any panels, posts, or hardware are damaged the Contractor shall replace such items at no additional cost to the Department.  The Contractor shall deliver salvaged material to the State Maintenance Yard.

Any sign designated for removal but not selected for salvage shall be removed and disposed.

The Contractor shall dispose of foundations from salvaged signs in a manner approved of by the Engineer.  If foundations are to be abandoned in place the Contractor shall remove the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than 300 millimeters below roadway subgrade or unimproved ground, which ever applies.

615-3.02 SIGN PLACEMENT AND INSTALLATION. Add the following: Do not remove existing signs without authorization from the Engineer.

615-4.01 METHOD OF MEASUREMENT. Add the following to the second paragraph: Concrete used for sign bases is considered subsidiary to other work under this section.

615-5.01 BASIS OF PAYMENT. Add the following: Work for keeping existing signs in service until no longer required by the Department, or temporarily relocating existing signs, will be subsidiary to Item 615(1), Standard Sign.

Payment for removal of existing signpost foundations, or work required to abandon them in place, shall be subsidiary to Item 615(1), Standard Sign. (05/16/01)R50M98

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

615(4)	Delineator, Rigid	Lump Sum

615(6)	Salvage Sign	Lump Sum

615(7)	Remove Sign	Each

615(8)	Replace Sign Panels	Square Meter

SECTION 618

## SEEDING

Special Provisions

618-1.01 DESCRIPTION. Delete this subsection and substitute the following: Topsoil and seed all new or disturbed slopes and any other areas directed by the Engineer. Track the soil and apply seed, mulch, fertilizer and water. As soon as possible provide a living ground cover on all slopes.

Standard Modifications

Replace subsection 618-2.01 with the following:

618-2.01 MATERIALS. Use materials that conform to the Special Provisions and the following:

Seed 	Section 724

Fertilizer (20-20-10)	Section 725(02/08/01)M 99

Special Provisions

618-2.01 MATERIALS. Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

Standard Modifications

Replace subsection 618-3.01 with the following:

618-3.01 SOIL PREPARATION. Clear all areas to be seeded of stones 100 mm in diameter and larger and of all weeds, plant growth, sticks, stumps, and other debris or irregularities that might interfere with the seeding operation, growth of grass, or subsequent maintenance of the grass-covered areas.

Make areas to be seeded reasonably free of ruts, holes, and humps.

When specified, apply topsoil according to Section 620.

Roughen the surface slightly by means of dozer tracking or other approved method.

618-3.02 SEEDING SEASONS. Seed and fertilize during the local growing season.

Do not seed during windy conditions or when climatic conditions or ground conditions would hinder placement or proper growth.

618-3.03 APPLICATION. Apply seed mix at the rate specified in the Special Provisions.

Apply fertilizer at the rate of 450-500 kg/ha.

Apply mulch at the rate specified in the Special Provisions.

Use any of the following methods:

1.	Hydraulic Method.

a.	Furnish and place slurry made of seed, fertilizer, water, and other components as required by the Special Provisions.

b.	Use hydraulic seeding equipment that will maintain a continuous agitation and apply a homogeneous mixture through a spray nozzle. The pump must produce enough pressure to maintain a continuous, nonfluctuating spray that will reach the extremities of the seeding area with the pump unit located on the roadbed. Provide enough hose to reach areas not practical to seed from the nozzle unit situated on the roadbed.

c.	If mulch material is required, it may be added to the water slurry in the hydraulic seeder after adding the proportionate amounts of seed and fertilizer. Add seed to the slurry mixture no more than 30 minutes before application.

d.	Mix the slurry and apply it evenly.

2.	Dry Methods.

a.	Use mechanical spreaders, seed drills, landscape seeders, aircraft, cultipacker seeders, fertilizer spreaders, or other approved mechanical spreading equipment when seed and fertilizer are to be applied in dry form.

b.	Spread fertilizer separately at the specified rate. (02/08/01)M 99

Special Provisions

618-3.03 APPLICATION METHOD.

Add the following: Apply seed, mulch and fertilizer as follows per hectare (ha). Apply seed and mulch in one application if using the hydraulic method. Apply all fertilizer with the hydraulic method.

| Item | Ingredients | Application Rate (per ha) |
| --- | --- | --- |
| Seed Mix | Bering Hairgrass (Norcoast)* Red Fescue (Arctared) Annual Ryegrass (Lolium) Crimson Red Clover Lupine Wallflower Cornflower Blanketflower (Gaillardia pulchella) White Yarrow Golden Yarrow | 7 kg 7 kg 2 kg 10 kg 4 kg 3 kg 3 kg 2 kg 1 kg 1 kg Total=40 kg |
| Mulch | -- |  |
| <3:1 |  | 2245 kg |
| >3:1 to 2:1 | add tackifier | 2245-2805 kg |
| Fertilizer | 20-20-10 | 586 kg |

*Note: If Bering Hairgrass (Norcoast) is unavailable an equivalent amount of Red Fescue (Arctared), Tufted Hairgrass, Boreal Red Fescue, or Timothy Climax may be substituted at no additional cost to the Department.

Standard Modifications

Replace subsection 618-3.04 with the following:

618-3.04 Plant Establishment AND MAINTENANCE. Protect seeded areas against traffic and erosion.

Promptly repair surfaces that are gullied or otherwise damaged following seeding by regrading, reseeding, and remulching as needed.

Water and maintain seeded areas in a satisfactory condition until final inspection and acceptance of the work. Use equipment that can water all seeded areas without damaging the seed bed.

Reseed any areas not showing evidence of satisfactory growth within 3 weeks of seeding.

(02/08/01)M 99

SECTION 621

PLANTING TREES AND SHRUBS

Special Provisions

621-1.01 DESCRIPTION. Delete in its entirety and substitute the following: This work shall consist of collecting, furnishing, planting, transplanting and maintaining marsh plants on prepared areas as shown and scheduled on the plans.

621-2.01 PLANT STOCK. Delete in its entirety and substitute the following: All plants shall be locally grown and shall be true to type and name in accordance with the current edition of Standardized Plant Names, American Joint Committee on Horticultural Nomenclature, except that plant species which are scheduled, but not included in the current edition of Standardized Plant Names, shall be certified by a botanist. Each bundle, flat, or plant if not bundled, shall be labeled with the scientific name. Variety and species shall be as scheduled on the Plans.

1.	Nursery Stock.

a.	Plants furnished from a nursery shall have a fibrous compact root system suitable for the various species and sizes called for on the plans.

b.	Container-grown plants shall have been growing for at least one year, but not more than two years in the same container.

2.	Collected Stock. These materials shall be plants growing under natural conditions in soils and in locations which lend themselves to proper collecting practices. The Contractor shall obtain any permits required for collection of plant stock from natural areas.

3.	Substitutions: No substitutions of plant stock will be permitted without written approval of the Engineer.

4.	Storage and Packing. All plant material shall be handled and packed in accordance with good nursery practices as required by soil and climatic conditions. Plants that show signs of improper storage or handling will be rejected.

5.	Inspection.

a.	All planting stock shall be available for inspection in the nursery or collection field before it is dug. The Contractor shall furnish complete and detailed information concerning the source of supply for each item of plant materials not less than 10 days in advance of digging operations.

b.	Final inspection and acceptance for size of ball or roots, color, absence of defects, and for other requirements will be made at the planting site prior to placing the plants in their permanent positions.

- Transplanted Plants.

- Transplanted plants for the aquatic emergent plants shall be complete, mature plants as indicated by a healthy growth of stem, leaf and roots.  Root material shall be moist and indicated no signs of desiccation or stress.

- Plants shall be planted within 24 hours of harvesting.  They shall be kept moist at all times and shall be stored with native soil held firmly to the roots.  Plants shall be handled and stored such that plants suffer no appreciable damage.

621-2.02 FERTILIZER. Add the following: In areas where the wetland plant species are to be planted, a 8-32-16 fertilizer shall be applied at a rate of 1,000 pounds per acre just before and after the water level has been established at an elevation of 38.3.

621-2.05 BACKFILL MIX. Delete this section in its entirety and substitute the following: Backfill Mix shall conform to the requirements of Section 726, Class A.

621-3.02 ADVANCE PREPARATION AND CLEANUP. Add the following: Prior to planting, the Contractor shall mark with flags, or by other means, the locations where the plant materials are to be installed. The locations as marked shall be reviewed and approved by the Engineer prior to planting.

621-3.03 PLANTING. Delete Item 1 and substitute the following:

1.	Plant Season.

Planting of wetland plant species shall occur during the second construction season, not later than July 15.

5.	Placing Plants. Add the following:

d.	Wetland plant species shall be planted at the locations and elevations as shown on the plans.

6.	Backfilling. Add the following: For wetland plant species, dig plant pit to provide 0.3 meters clearance from outside edge of transplants to edge of pit. Water plant pits one time before planting. Soil around rootballs shall be compacted by hand in 150 mm lifts.

8.	Staking and Guying. Delete paragraphs a, b, and c in their entirety and substitute the following:

Add the following item:

9.	Planting Sequence. Planting of wetland plants within the sedimentation basin shall be in accordance with the following construction sequence:

a.	Topsoil shall be prepared and placed in accordance with Section 620.

b.	The Contractor shall place fertilizer in accordance with subsection 621-2.02.

c.	The Contractor shall plant wetland plant species in accordance with subsection 621-3.03. At no time shall wetland plants be allowed to dry out during the planting process.

d.	After planting and seeding the wetland plants in the sedimentation pond, the Contractor will flood the pond to elevation 38.3.  This can be accomplished by their flooding the pond with water from a tanker truck or, if conditions are favorable, by blocking the inlet of the culvert which drains this area to impound more water.  IT will be the Contractor’s responsibility to maintain the water level in the pond at 38.3 during the plant establishment period, to monitor the water level in the pond, and to remove the culvert inlet plug when directed by the Engineer.

621-3.04 PERIOD OF ESTABLISHMENT. Delete the last sentence and substitute the following: The period of establishment for trees and shrubs shall be to the end of the growing season of the year following planting. The growing season is May 1 to September 15.

Add the following: Rainfall will not be considered a substitute for deep watering unless permitted by the Engineer.

The period of establishment for the wetland plant species shall be 60 days.

621-3.05 CLEANUP. Add the following: Seeded areas shall be kept clean of litter and garbage during the growing season.

621-3.06 PLANT REPLACEMENTS. Delete the last sentence and substitute the following: Plants shall be replaced following the same details and specifications as used in the original plans. Plants that are dead or dying shall be replaced immediately, June through September. Plants dead at the end of the growing season shall be replaced at the beginning of the following growing season.

621-3.07 MAINTENANCE. Delete the second sentence and substitute the following: Maintenance includes the care of all wetland plantings during the period of establishment, including the non-growing season. Specific work includes pruning, weeding, disease and pest control, and protection of planted areas. At the beginning and end of each growing season, the Engineer and the Contractor shall undertake a joint inspection to review conditions and document any changes in maintenance or acceptance of plantings. Once established, the seeded areas shall not be mowed.

621-4.01 METHOD OF MEASUREMENT. Add the following: Water required to fill and maintain the water elevation in the sedimentation basin, including furnishing, installing, and removing temporary plugs for pipes, will not be measured separately for payment, but will be subsidiary to Item 621(10).

Landscaping Maintenance will be measured by Lump Sum, complete for all work necessary to care for all wetland plantings as described in this Section. Pruning, control of pests and diseases, weeding, protection of landscaped areas, and other activities will not be measured separately for payment, but will be subsidiary to Item 621(11), Landscaping Maintenance.

Delete the second paragraph and substitute the following: Water for maintenance of trees, shrubs, and wetland plants will be measured and paid for under Item 618(3).

621-5.01 BASIS OF PAYMENT. Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

621(10A)	Marsh Plants: Cattail, Typha Latifolia	Each

621(10B)	Marsh Plants: Sloughgrass, Beckmannia Syzigachne	Hectare

621(10C)	Iris Serotsa, Blue Flag	Each

SECTION 627

WATER SYSTEM

Special Provisions

627-3.05 VALVE BOXES. Add the following: It shall be the Contractor’s responsibility to protect and maintain all valves and valve boxes in an operable condition during all phases of construction.

Prior to the commencement of work by the Contractor, AWWU shall check and correct deficiencies that may exist in any AWWU facilities.  The Engineer, Contractor, and AWWU representatives shall witness the condition and location of each AWWU facility.  Failure to participate in this inspection shall result in the Contractor forfeiting all right to claim that the AWWU facilities were damaged prior to beginning work.

Notice that the Contractor is ready for the above work through inspection shall be given the AWWU field services section in writing, a minimum of two (2) calendar days prior to starting construction. To obtain a point of contact as well as determine where to send the notice, contact AWWU field services section by call 564-2762. The Contractor shall furnish a copy of the notice to the Engineer.

If at any time, after the pre-construction inspection, AWWU finds any of their facilities damaged or rendered inoperable by the Contractor, the Contractor shall repair the damage at his expense.

The Contractor shall be responsible for furnishing of traffic control and personal to assist AWWU while locating and performing the pre-construction and post construction inspections.  The Contractor shall schedule a final field review with AWWU and the Engineer upon completion of the valve box adjustments.

SECTION 639

DRIVEWAYS

# Special Provisions

639-1.01 DESCRIPTION. Add the following: This work also includes the construction of approaches at locations shown on the plans.

639-3.01 CONSTRUCTION. Delete the first sentence and substitute the following: Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT. Delete the first sentence and substitute the following: By the number of driveways and approaches constructed as shown on the Plans or as directed.

639-5.01 BASIS OF PAYMENT. Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

639(6)	Approach	Each

Add the following: The contract unit price for approaches shall be full compensation for furnishing all equipment and labor necessary to complete the work as specified. Excavation in approaches will not be measured for payment but will be considered subsidiary to 639 items. Selected Material, Type A, Aggregate Base Course, and Asphalt Concrete required to construct driveways and approaches will be paid for separately under the respective items listed in the bid schedule. Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 items.

(12/14/99)R58M98

SECTION 640

## MOBILIZATION AND DEMOBILIZATION

Standard Modifications

640-2.01 METHOD OF MEASUREMENT.  Delete items 3. and 4. and substitute the following:

3.	The remaining balance of the amount bid for this item will be paid after all submittals required under the Contract are received and approved. (06/25/99) M 77

Delete Section 641 in its entirety and substitute the following:

SECTION 641

## EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01 DESCRIPTION. This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.

A Storm Water Pollution Prevention Plan (SWPPP) was developed for the highway construction work done in advance of the road construction portion of this project.  This SWPPP is still in effect.  Erosion structures and/or controls installed under the advance highway construction SWPPP shall be maintained and removed by the Contractor as directed by the Engineer.  The SWPPP prepared for the highway construction portion of this project may be an amendment to the advance highway construction SWPPP, if desired.  However, the amendment must be stamped by a registered professional Engineer and must cover all work required by these Contract Plans and Specifications.  A copy can be obtained from the ADOT & PF Environmental Coordinator.

This work shall also include installation of silt fences as shown on the plans or as directed by the Engineer.

641-1.02 DEFINITIONS.

- Erosion and Sediment Control Plan (ESCP). The Department's general plan for the permanent and temporary control of erosion and sedimentation during construction of the project as contained in the plans and specifications, and supplemented by the Department’s Erosion Prevention and Sediment Control Plan - Policy and Procedures; Guide to Preparing Erosion Prevention and Sediment Control Plans and Best Management Practices for Construction Erosion and Sediment Control. The Department has prepared the ESCP and is in Appendix A Permits.

2.	Storm Water Pollution Prevention Plan (SWPPP). The detailed site-specific plan prepared by the Contractor for the temporary and permanent control of erosion and sedimentation during construction of the project. The SWPPP is based upon the ESCP, and prepared according to guidance provided in the National Pollutant Discharge Elimination System General Permit for Storm Water Discharges from Construction Sites (NPDES General Permit).

3.	Hazardous Material Control Plan (HMCP). The Contractor's detailed plan for the prevention, containment, cleanup, and disposal of hazardous waste material, including petroleum products generated by construction equipment or activities. Included in the HMCP is a list of quantities and types of equipment and materials available on the site

where hazardous substance containment and cleanup will be done. The plan also describes how and where the Contractor will carry out and control out construction equipment fueling and maintenance activities.

4.	Notice of Intent (NOI) to utilize the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-9) giving notice to the U.S. Environmental Protection Agency (EPA) the Contractor will conduct that work in compliance with the NPDES General Permit. The NPDES General Permit authorizes discharges of storm water from construction activities involving more than 2.02 hectares of land. The Contractor prepares the NOI, and submits, a minimum of 5 days before the preconstruction conference, to the Department for approval.

5.	Notice of Termination (NOT) of coverage under the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-7(8-98)) that constitutes notice that the Contractor has stabilized the project site or when an Operator of a construction activity, as defined in the NPDES General Permit, changes. The Contractor prepares the NOT, and submits it to the Engineer once final stabilization of the project site has been completed.

6.	Final Stabilization is when all soil disturbing activities at the site have been completed and the Contractor has established a uniform perennial vegetative cover, with a density of 70 percent of the cover for unpaved areas not covered by permanent structures, or the Contractor has employed equivalent permanent stabilization measures (such as the use of riprap, gabions, or geotextiles). The Engineer determines when final stabilization has occurred.

7.	Best Management Practices (BMP) is defined as any program, technology, process, siting criteria, operating method, measure, or device which controls, prevents, removes, or reduces pollution.

641-1.03 SUBMITTALS. The Contractor shall submit the following items for approval a minimum of 5 full work days prior to the preconstruction conference:

1.	Draft Storm Water Pollution Prevention Plan (SWPPP).

2.	Hazardous Material Control Plan (HMCP).

3.	Notice of Intent (NOI).

The Engineer will review submittals within 14 calendar days. If required for approval, the Contractor shall modify the submittals within 5 calendar days of receiving comments from the Engineer.

The Contractor’s SWPPP shall be prepared and stamped by a professional engineer currently registered in the State of Alaska. The Department will review the draft SWPPP, and either approve it, or recommend changes. The Contractor shall make the necessary revisions to obtain the Department’s approval of the SWPPP. The approved SWPPP becomes the project SWPPP and the Contractor and the Department shall sign and certify it in accordance with the NPDES General Permit.

The Contractor shall implement all measures in the SWPPP and ensure that it remains current.

Once the Engineer approves the Contractor’s SWPPP, the Engineer will submit the Contractor’s NOI along with the Department’s NOI to the EPA via Certified Mail. The Engineer will also submit copies of the NOI, the SWPPP, and the Project Summary to the State of Alaska Department of Environmental Conservation (DEC) Storm Water Coordinator. Earth disturbing work shall not begin until the Contractor receives, in writing, the following two items:

1) Department approval of the Contractor's SWPPP, and

2) notification that 48 hours have passed since the Contractor mailed the NOIs to EPA and DEC.

The Contractor shall post the following at the construction site:

1.	NPDES Permit number if available, or a copy of the NOI.

2.	Name and phone number of Contractor’s local contact person.

3.	Project Summary.

4.	The location of a SWPPP available for viewing by the public.

The Contractor shall amend the SWPPP within 7 days, when requested by the Engineer. All SWPPP amendments shall be prepared and stamped by a professional engineer currently registered in Alaska. The approval process for amendments to the SWPPP is the same as with the Contractor's draft SWPPP.

If a storm event occurs where storm water discharges poses a threat to water quality, the Contractor shall take immediate action to preclude pollution subject to the directive of the Engineer. The Contractor shall submit to the Engineer within 7 days of the storm event an amended SWPPP covering the emergency measures that the Contractor took.

Prior to project closeout and Contractor demobilization, the Contractor and Engineer shall review the project to determine if all areas disturbed by construction meet the requirements for final stabilization. When the Contractor has accomplished final stabilization, the Contractor shall submit a signed Notice of Termination (NOT) to the Engineer.

641-1.04 STORM WATER POLLUTION PREVENTION PLAN.

The Contractor shall prepare the SWPPP. The SWPPP shall cover all ground disturbing activities designated by the contract including offsite support activities. Examples of support activities are; concrete or asphalt batch plants, equipment staging yards, overburden and material stockpiles, excavated material disposal areas, borrow areas, etc., activities only for that permitted project. In contrast, the definition of commercial operations that the SWPPP cannot cover under this permit, are those operations that serve multiple unrelated projects and would continue to operate after project completion.

A detailed description of the required contents of the SWPPP is found in the 1998 NPDES General Permit for construction activities in Alaska. The SWPPP shall follow the format presented in the NPDES General Permit and address all storm water discharge control and management issues identified in the ESCP. The SWPPP shall include the following:

1. 	Site Description.

a.	A description of the nature of the construction activity.

b.	A description of the intended sequence of major ground disturbing activities such as grubbing, excavation, grading, or utility installation.

c.	Estimates of the total area of the site and the total area of the site that the Contractor expects to disturb including offsite support areas.

d.	Estimates of the runoff coefficient of the site for preconstruction and post-construction conditions and data describing the soil or quality of any discharge from the site.

e.	A general location map and a site map showing the following:

(1)	drainage patterns

(2)	approximate slopes after grading

(3)	areas of soil disturbance and undisturbed areas

(4)	locations of major structural and nonstructural controls identified in the SWPPP and locations where the Contractor expects stabilization to occur

(5)	locations of offsite material, waste, borrow or equipment storage areas

(6)	locations of surface waters, including wetlands, and the locations where storm water discharges to surface waters

f.	Location and description of any discharge associated with industrial activity other than construction, and location of storm water discharges from dedicated asphalt or concrete plants covered by this permit.

g.	The name of the storm water discharge-receiving water(s). The aerial extent and description of wetlands or special aquatic sites at or near the project site that the Contractor will disturb or receive storm water discharge.

h.	A copy of the 1998 NPDES General Permit that can be an appendix to the SWPPP.

i.	Information on whether listed threatened or endangered species, or their critical habitats are found in proximity to the project and off site support areas, and whether storm water discharges or related activities may affect such species or habitat.

2. 	Controls. The SWPPP shall include a description of appropriate control measures (BMP) which the Contractor will implement as part of the construction activity to control pollutants in storm water discharges.

The SWPPP shall clearly describe, for each major soil disturbing activity described in 1b above, the appropriate control measures and the general timing (or sequence) during the construction process that the Contractor will implement the measures, and who (Contractor or subcontractor) will be responsible for implementation.

The description and implementation of controls shall address the following minimum components:

a.	Erosion and Sediment Controls.

(1)	Short and Long Term Goals and Criteria designed to retain sediment on the site to the practicable extent, and shall include off site support areas.

(2)	Stabilization Practices and implementation schedule. This shall include a description of interim and permanent stabilization practices such as the preservation of vegetative cover, temporary and permanent vegetation establishment, mulching, geotextiles, etc.

The Contractor shall maintain the following records and attach to the SWPPP:

(a)	the dates when major grading activities occur;

(b)	the dates when construction activities cease on a portion of the site, either temporarily or permanently;

(c)	and the dates when stabilization measures are initiated.

(3)	Structural Practices. This shall include a description of structural practices to divert flows from exposed soils, store flows, or otherwise limit runoff and discharges. Examples of structural practices include but are not limited to silt fences, earth dikes, drainage swales, sediment traps, check dams, subsurface drains, and temporary and permanent sediment basins.

b.	Storm Water Management. A description of measures that the Contractor will perform during construction to control pollutants in storm water discharges that will occur after construction operations. Examples of storm water management measures include but are not limited to storm water detention structures (wet ponds), storm water retention structures, flow attenuation, on site filtration, and sequential systems.

c.	Other Controls. This section shall address measures to minimize dust and offsite vehicle tracking of sediments; a description of any on site material storage and measures to minimize exposure of the materials to storm water, and measures for spill prevention and response; a description of pollutant sources from areas other than construction and a description of controls. The SWPPP shall also include a description of measures necessary to protect listed endangered or threatened species or critical habitats.

The Contractor shall amend the SWPPP whenever a change in design, construction, operation, or maintenance, and shall update the SWPPP to remain consistent with any changes applicable to protecting surface water resources.

3. 	Maintenance. The Contractor must maintain all erosion and sediment control measures and other protective measures identified in the SWPPP in effective operating condition until the Contractor has submitted the NOT to the EPA. If the required inspections described in the following item identify BMPs that are not operating effectively, the Contractor shall perform maintenance before the next anticipated storm event, or as

necessary to maintain the continued effectiveness of storm water controls. If maintenance prior to the next anticipated storm event is impracticable, the Contractor must schedule and accomplish maintenance as soon as practicable.

4. 	Inspections. Qualified personnel shall inspect the following:

a.	Disturbed areas of the construction that are not stabilized.

b.	Areas used for storage of materials that the Contractor exposes to precipitation.

c.	Structural control measures.

d.	Locations where vehicles enter or exit the site.

Inspections shall occur at least once every 7 calendar days and within 24 hours of the end of a storm event of 12.5 mm or greater of rain. Based on the results of the inspection, the Contractor shall modify the SWPPP as necessary to include additional or modified BMP to correct identified problems. Revisions to the SWPPP shall be completed within 7 days following inspections. If modifications to existing BMP are necessary, implementation shall be completed within 7 days.

The Contractor is eligible for a waiver of monthly inspection requirements until one month before expected thawing conditions result in a discharge, if the Contractor meets all of the following requirements:

a.	The project is located in an area where the Engineer anticipates frozen conditions to continue for extended periods of time (i.e., more than one month).

b.	The Contractor has suspended land disturbance activities.

c.	The Contractor has documented the beginning and ending dates of the waiver period in the SWPPP.

5. 	Inspection Reports. The Contractor shall prepare a report with the following information:

a.	A summary of the scope of the inspection.

b.	The name(s) and qualifications of personnel making the inspection.

c.	The date of the inspection.

d.	Major observations relating to the implementation of the SWPPP.

e.	Any actions the Contractor took as the result of the inspection.

The Engineer shall make inspection reports until the Contractor has submitted the NOT to the EPA.  The Engineer shall retain all inspection reports as part of the SWPPP for at least three years from the date of final stabilization. The report shall also identify any areas of a noncompliance. Where a report does not identify any incidents of a noncompliance, the report shall contain a certification that the facility is in compliance with the SWPPP. The Contractor shall sign of on the report that it was done in accordance with Part VI.G of the NPDES General Permit.  The SWPPP shall include all certifications in the appendix. The Contractor shall submit inspection reports to the Engineer within three (3) days of the inspection.

6. 	Non-Storm Water Discharges. Identify in the SWPPP storm water discharges associated with the construction activity that the Contractor combined with non-storm water, listed in Part III.A.2 or 3 of the NPDES General Permit.  Exclude flows from fire fighting activities.  The SWPPP shall identify and ensure the implementation of appropriate pollution prevention measures for the non-storm water component(s) of the discharge.

641-1.05 HAZARDOUS MATERIAL CONTROL PLAN REQUIREMENTS. The Contractor shall comply with all state and federal regulations that pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances. The Contractor shall prepare the HMCP. The HMCP shall detail the Contractor’s plan for fueling and maintaining equipment and machinery. Identify locations where fueling and maintenance activities are to take place, and any controls to contain the accidental spillage of petroleum products. Provide a list and estimate quantities in the HMCP of potentially hazardous materials, including petroleum products that the Contractor shall use and/or stored on the site. Identify the Contractor’s plan for the disposal of waste petroleum products and/or other hazardous wastes generated by the project in the HMCP. Additionally, the Contractor shall detail the Contractor’s

plan for prevention, containment, cleanup and disposal of soil and water contaminated by accidental spills, and the Contractor’s plan for encountering unexpected contaminated soil and water during construction in the HMCP.

641-2.01 MATERIALS. The Contractor shall accomplish erosion and pollution control measures utilizing BMP as specified in the SWPPP and HMCP. The Contractor shall only undertake ground-disturbing activities after the seeding deadline under the following conditions:

1.	The SWPPP describes the work and controls the Contractor will take to control storm water runoff after the seeding deadline.

2.	Personnel, materials, and equipment are on hand to accomplish the control measures identified in the SWPPP.

3.	Stabilize all disturbed areas against erosion within 7 days of the temporary or permanent cessation of work on the slopes. Stabilization practices may include mulching, geotextile, sod, covering with sheet plastic, or other equivalent measures.

The silt fence filtration material shall meet the requirements of subsection 729-2.04 Sediment Control.

The silt fence support framework shall be finished 50 mm x 50 mm wood, 75 mm diameter wood, #6 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

641-3.01 CONSTRUCTION REQUIREMENTS. The Contractor shall comply with all requirements of the NPDES General Permit for Alaska, and shall implement all temporary and permanent measures identified in the SWPPP and plans until the Contractor has submitted the NOT to the EPA. The Department and Contractor shall share responsibility for inspecting, and the Contractor’s representative shall prepare inspection reports per the requirements of the NPDES General Permit. Compliance with the NPDES General Permit does not reduce the

Engineer's authority to direct additional erosion control measures deemed appropriate. The Department reserves the right to hire another contractor to perform this work if the Contractor is unresponsive or the Engineer cannot reach a suitable agreement with the Contractor.

Prior to the start of construction, the Contractor, his representative, the professional engineer who stamped the SWPPP, and the Engineer shall have an on site inspection to discuss the SWPPP implementation and the requirements under that plan.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water. The Contractor shall also be responsible for performing all fueling operations in a safe and environmentally responsible manner. Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

Silt fences shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of subsection 107-1.11, Protection and Restoration of Property and Landscape. The Engineer may direct the Contractor to install additional silt fencing at other sites.

The Contractor shall not remove the silt fence until the Contractor stabilizes slopes from further erosion as determined by the Engineer. After the completion of construction at those sites the Contractor shall remove the silt fence.  The Contractor shall dispose of the silt fence off the project. Cut the fabric off at ground level and remove the wire and posts. Do not discharge silt into the wetlands or waterbodies when removing the silt fence. If a sediment height in excess of 100 mm above ground remains, the Contractor shall spread the sediment on the roadway side of the fence location and seeded immediately in accordance with Section 618, Seeding.

641-4.01 METHOD OF MEASUREMENT. Item 641(1) Erosion and Pollution Control Administration, and 641(3) Erosion and Pollution Control Lump Sum will not be measured for payment. The Engineer’s acceptance will constitute measurement.

Item 641(2) Erosion and Pollution Control, will be measured in the manner specified in the directive authorizing the work.

Silt fence will be measured by the meter along the top of the fence.

641-5.01 BASIS OF PAYMENT.

1.	Item 641(1) Erosion and Pollution Control Administration.  At the Contract lump sum price for administration of all work under this section including plan preparation and amendments and updates, inspection, monitoring, reporting and record keeping for the life of the project.

- Item 641(2) Erosion and Pollution Control.  At the prices specified to install and maintain erosion, sedimentation, and pollution control measures such as silt fences, drainage ditches, and any other measures, as directed.

3.	Item 641(3) Erosion and Pollution Control. At the lump sum price shown on the bid schedule to install and maintain erosion, sedimentation, and pollution control measures required, except those listed separately.

Payment for Item 641(4), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, maintain and remove the silt fence in accordance with these specifications.

Failure to perform the following items diligently:

a) pursue work required by the approved SWPPP,

b) respond to inspection recommendations and/or deficiencies in the SWPPP,

c) implement erosion and sedimentation controls identified by the Engineer,

will result in a permanent price adjustment under Item 641(6). If the Contractor does not respond within 2 hours of the Engineer’s directive, then an amount equal to five percent of the total amount earned from all previous and subsequent progress payments on the contract or $50,000 which ever is greater, will be withheld, and a permanent price adjustment made equivalent to:

1.	$500 per hour for the first 4 hours of non-action;

2.	$1,000 per hour for every hour over four, but less than 10;

- $1,500 per hour for every hour over 10 hours of non-action.

The Price Adjustment will cease when the Engineer has accepted corrective actions. The Department reserves the right to hire another contractor to do corrective action, and to reduce the contract amount by this cost plus the cost to the Department implementing another contract.

In addition, the Engineer will make a price adjustment equivalent to any penalties levied against the Department by the EPA or any other state and/or federal agencies for violations of the Clean Water Act and the NPDES General Permit if the Department is issued a notice of violation by these agencies. This price adjustment shall be the actual cost of any fines levied against the Department. An amount equal to the maximum fine for the violation will be withheld temporarily until the Engineer knows the actual cost of the fine. The Engineer will release the difference, excluding any price adjustments upon satisfactory completion of the requirements of the NPDES General Permit. Penalties for violations are as stated in Part VI.A.2 of the Standard Permit Conditions of the NPDES General Permit. The Contractor shall also be responsible for the payment of his own fines.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution Control Administration	Lump Sum

641(2)	Erosion and Pollution Control	Contingent Sum

641(4)	Silt Fence	Meter

641(6)	Erosion and Pollution Price Adjustment	Contingent Sum

(3/28/00)R59aM98

SECTION 642

## CONSTRUCTION SURVEYING AND MONUMENTS

Standard Modification

642-3.01 GENERAL.  Delete the seventh paragraph. (06/25/99) M 79

## SECTION 643

## TRAFFIC MAINTENANCE

Special Provisions

643-1.03 TRAFFIC CONTROL PLAN. Replace the last paragraph with the following: The Contractor may request, in writing, a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project.  All movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan. Maintain a minimum 3.6 meter lateral separation between the non-street legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations. (3/6/01)R222M98

Standard Modification

643-2.01 MATERIALS. Delete this subsection in its entirety and substitute the following: Provide traffic control devices conforming to the following requirements:

- Signs.  Use signs, including sign supports, which conform to Section 615, the ATM and ASDS.

- Construction Signs: as designated on the Plans or on an approved TCP.

- Permanent Construction Signs: As designated on the Plans or on an approved TCP.

- Special Construction Signs: All other signs are Special Construction Signs.  Clearly and neatly mark the size of each sign on the back in 75 mm black numerals.

- Portable Sign Supports.  Use wind-resistant sign supports with no external ballasting.  Use sign supports that can vertically support a 1.2 m x 1.2 m traffic control sign at the height above the adjacent roadway surface required by the ATM.

- Barricades and Vertical Panels.  Use barricades and vertical panel supports that conform to the ATM.  Use Type III Barricades at least 2.4 m long.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

- Portable concrete Barriers.  Use portable concrete barriers that conform to the Plans.  For each direction of traffic, equip barriers with at least two side-mounted retroreflective reflectors or a continuous longitudinal stripe or preformed retroreflective pavement marking tape mounted 150 mm below the top of each barrier section.  Use yellow reflectors or tape if the Contractor uses barriers at centerline.  The Contractor may use yellow reflectors or tape if barriers are to be installed at the centerline.  White reflectors or tape may be used if barriers are used on the roadway shoulder.

- Warning Lights.  Use Type A (low intensity flashing), Type B (high intensity flashing) or type C (steady burn) warning lights that conform to the ATM.

- Drums.  Use plastic drums that conform to the requirements of the ATM.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

- Traffic Cones and Tubular Markers.  Use reflectorized traffic cones and tubular markers that conform to the requirements of the ATM. Use traffic cones and tubular makers at least 710 mm high.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

- Interim Pavement Marking: Apply markings according to Section 670 and the manufacturer’s recommendations.  Use either:

- Paint conforming to subsection 708-2.03 with glass beads conforming to subsection 712-2.14, or

- Preformed marking tape (removable or non-removable) conforming to subsection 712-2.14, or

- Temporary raised pavement markers conforming to subsection 712-2.15 or 712-2.16 as appropriate.

- High-Level Warning Devices.  Use high-level warning devices that conform to the ATM.

- Temporary Crash Cushions.  Use approved temporary crash cushions conforming to the ATM.  Use reflective sheeting that meets AASHTO M 268 Type II or III.  Do not use permanent crash cushions as temporary crash cushions.  Use sand or water filled crash cushions only when the forecasted temperature, when used, is above 5  C.

- Sequential Arrow Panels.  Use Type A (610 mm x 1220 mm), Type B (762mm x 1524 mm) or Type C (1220 mm x 2438 mm) panels that conform to the ATM.

- Portable Changeable Message Board Signs.  Use truck or trailer mounted portable changeable message board signs with a self contained power supply for the sign and with the following features:

- Message sign panel large enough to display 3 lines of 229 mm high characters.

- Eight characters display per message line.

- Fully programmable message module.

- The capacity to create, preview, and display new messages and message sequences.

- A waterproof, lockable cover for the controller keyboard.

- An operator’s manual, a service manual, and a wiring diagram.

- Quick release attachments on the display panel cover.

- Variable flash and sequence rates.

- Manual and automatic dimming capabilities on lamp bulb matrix models.

- Locate the bottom of the sign panel at least 2.1 m above the pavement.

- Operate with a battery pack a minimum of 2 hours under full load.

- Plastic Safety Fence.  Use 1.2 m high construction orange fence manufactured by one of the following companies, or an approved equal:

- “Safety Fence” by Services and Materials Company, Inc., 2200 South “J” Street, Elwood, Indian, 46036. Phone (800) 428-8185.

- “Flexible Safety Fencing” by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706.  Phone (800) 648-7974.

- “Warning Barrier Fence” by Plastic Safety Systems, Inc. P.O. Box 20140, Cleveland, Ohio, 44120.  Phone (800) 662-6338.

- Temporary Sidewalk Surfacing.  Provide temporary sidewalk surfacing as required by an approved TCP and the following:

- Use plywood at least 12 mm thick for areas continuously supported by subgrade.  Use plywood at least 25 mm thick for areas that are not continuously supported.

- Do not use unsupported 25 mm plywood longer than 750 mm

- Use plywood with regular surfaces.  Do not overlap plywood joints higher than 25 mm.

- Use a method that will withstand 40km/h wind velocities to hold temporary surfacing in place.

- Temporary Guardrail.  Use temporary guardrail that meets Section 606, except that posts may require placement under special conditions, such as frozen ground.

- Flagger Paddles.  Use flagger paddles with 600 mm wide by 600 mm high sign panels, 200 mm Series C lettering (see ASDS for definition of Series C), and otherwise conform to the ATM. Use reflective sheeting that meets AASHTO M 268 Type II or III. (10/1/00) M91

Special Provisions

Add the following:

- Flexible Markers.  Refer to subsection 606-2.01 Materials. (05/30/01)R222M98

Standard Modifications

Add the following subsection:

643-2.02 CRASHWORTHINESS. Submit documentation, by the method indicated, that the following devices comply with the requirements of the National Cooperative Highway Research Program (NCHRP) Report 350, (Test Level 3) on the given schedule.

| Work Zone Traffic Control Device Compliance with NCHRP 350 |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Category | ## Devices | Compliance Required for New Devices* | Full Compliance Required** | Method of Documentation |
| 1 | Cones, candles, drums w/o attachments, delineators | 10/1/98 | 1/1/02 | Manufacturer’s Certification for devices exceeding height and weight limits |
| 2 | Barricades, portable sign supports, drums w/ lights, other devices weighing less than 45 kg but not included in category 1. | 10/1/00 | 1/1/04 | FHWA approval letter. |
| 3 | Truck mounted attenuators and portable crash cushions. | 10/1/98 | 1/1/02 | FHWA approval letter. |
|  | Portable concrete barriers | 10/1/02 | 1/1/08 | FHWA approval letter. |

*  All devices purchased after this date.

**All devices used after this date.

Category 1 devices that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350, Test Level 3. This certification may be a one-page affidavit signed by the vendor.  Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.  No certification is required for devices within the weight and height limitations.

Composition		Weight		Height

Cones		Rubber			 9 kg	 920 mm

Plastic			 9 kg	1220 mm

Candles	Rubber			 6 kg	920 mm

Plastic			 6 kg	920 mm

Drums		Hi Density Plastic	35 kg	920 mm

Lo Density Plastic	35 kg	920 mm

Delineators	Plastic or Fiberglass	 N/A	1220 mm

Category 2 and listed category 3 devices may be documented by submitting an official letter from the Federal Highway Administration stating the device NCHRP 350, Test Level 3 requirements. FHWA acceptance letters for many devices may be found on the FHWA’s web site: ((http://fhwa.dot.gov/)) under FHWA Programs, Safety, NCHRP Report 350 – Roadside Hardware.

Submit documentation of compliance to the Engineer before using devices on the project. (09/29/00) M91

Special Provisions

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. Add the following: Whenever construction activity encroaches onto the safe route in a traffic control zone, the Contractor shall station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

Standard Modification

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  In the fourth paragraph, third sentence, change “crossings” to “closures”.  (06/25/99)M 80

Special Provisions

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  Add the following: All paved roadways shall be surfaced with asphalt cement, to the satisfaction of the Engineer, at the end of the continuous work shift.

643-3.05 AUTHORITY OF THE ENGINEER. Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT. Add the following: Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding,” potholes, excessive dust or mud, or dirty or out of place traffic control devices. The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full-unimpeded use by the public. Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. Delete the last sentence and substitute the following: Unless otherwise determined by the Engineer, do not restrict traffic during the times listed below.

Add the following:

- Monday to Friday 6:00 AM to 8:00 AM

- Monday to Friday 4:00 PM to 6:00 PM.

The Contractor shall submit a TCP prior to restricting traffic around the Rabbit Creek overpass.  The Contractor will provide a safety net capable of catching all falling objects and close one lane of traffic while working on the Rabbit Creek overpass.

The Contractor shall make every effort not to delay school buses through the construction work zone.

The Contractor will be allowed 3 weekend closures of the Dimond and New Seward Highway intersection.  On and Off Ramps will remain open when determined by the Engineer.

- Connection of the New Loop Ramp to Dimond, paving the first lift, and install new signal system.

- Final lift of paving for the Northbound Off Ramp and the Frontage Road.

- Dimond Boulevard electrical installation, pavement planing, and final lift paving.

All road closures and temporary construction permits are subject to approval by the Department. The following projects may be under construction concurrently with this project: Arctic Boulevard, Raspberry to Dimond; Arctic Boulevard at Dowling ARR Crossing; C Street, Dimond to International Airport; Dowling Road, Old Seward to Lake Otis and New Seward and Old Seward Highway  Dowling Road to Dimond Boulevard.  Construction activities on these other projects and associated impacts on area traffic may affect final approval of road closures. The Contractor shall coordinate operations with other projects in the area.

643-3.09 INTERIM PAVEMENT MARKINGS. In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following: Do not place final pavement markings until traffic has traveled over the seal coat or surface treatment for at least 14 days and no more than 21 days, as directed by the Engineer.

643-3.10 PUBLIC INFORMATIONAL PROGRAM. Add the following Subsection: Provide a Public Information (PI) professional to accomplish the work outlined in this Subsection. The PI person shall have a minimum of five (5) years demonstrated professional experience in performing similar informational campaigns involving multi-media, i.e.: television, radio, newspaper and public presentations. The PI person shall be responsible for all aspects of this service including coordination; public interaction; preparing graphics; developing mailing lists; supplying updated information; and all labor, equipment, postage, and materials to provide this service. Logos, reports, software, visual aids, graphics and work products developed for this Project shall become the property of the Department, and delivered to the Engineer at the end of the work. The PI professional's office shall be equipped with a facsimile machine.

This professional shall be responsible for the following tasks for the PI Program:

- Mail outs. Design and distribute three informational mail outs/flyers each construction season, which will be approved by the Engineer. The mail outs shall contain most or all of the following:

a.	a brief description and map of the Project,

b.	the Contractor's anticipated construction schedule,

c.	a narrative of the possible delays to the traveling public through the Project,

d.	detailed traffic information such as intersection, lane and/or sidewalk closures, their corresponding detours, and their effective dates,

e.	locations of temporary bus stops,

d.	a description of possible impacts to abutting property accessing the Project,

f.	a listing of locations where current Project information may be obtained,

g.	date and times of Open House meeting as required by the Engineer,

h.	the Contractor's 24 hour message number and office telephone number, and

i.	the Engineer's Project office telephone number, e-mail address, and the web site address containing Project updates, schedules and general narrative information.

The last mail out shall also contain a questionnaire to aid in preparing the final Report required under Item 5 below.

The mail outs shall be sent to all addresses within one city block on either side of the Project corridor, and shall be addressed to both the owner of record and the current tenant. It shall be distributed at the following times:

a.	two weeks before construction begins,

b.	at the approximate one-third point of construction season, and

c.	at the approximate two-thirds point of construction season.

2.	Weekly Notices. Write and submit weekly Public Information Notices that identify road closures, restrictions to traffic, and detours. Areas of potential traffic delay shall be emphasized and alternative routes noted. Coordinate this effort with the Department's NAVIGATOR Informational Program. Telephone numbers for further information, and the date and time for the next scheduled public open house meeting shall be provided. The Engineer will approve the Notices. Hand carry or fax the Notices to the local news broadcasting media, emergency services, public service organizations and the major retailers near the Project corridor.

Notices shall also be distributed to the following local officials and transportation organizations, including but not necessarily limited to:

Alaska Carriers Association

Alaska Trucking Association

Alaska State Troopers

Anchorage Police Department

Anchorage Fire Department

Anchorage School District

People Mover Transit Authorities

Local Emergency Medical Services

US Postal Service

The Notices shall be submitted at the following times:

a.	one week prior to the beginning of construction,

b.	on Wednesday of each week during construction, and

c.	prior to any major change or disruption to traffic or local access.

Additionally, the PI professional shall notify business and residents that front the Project or scheduled road closures or of driveway, curb or sidewalk reconstruction, or any other work affecting them. Property owners with the work segment shall receive the Notices a minimum of one week prior to the commencement of the work within their segment. Lastly, provide daily information to those media who do non-paid public service road reports or announcements, and/or "Eye-in-the-Sky" commuter road reporting.

3.	Public Open House Meetings. Prepare presentations for the Engineer's Open House Meetings, and for of each of the Community Councils that represent areas affected this Project. The Community Council meetings attended shall be the last regularly scheduled meetings prior to the beginning of construction.  Presentation size graphics shall be used to help explain the Project to the general public.

The PI professional shall be the Contractor's representative and spokesman, able to speak for him. The PI professional shall be available to attend additional public meetings, up to five, as requested by the Engineer.

4.	Other Agency Coordination. Coordinate with the Anchorage People Mover Transit Department (343-8294) to take advantage of programs which will help decrease traffic through this Project, such as Park-and-Ride with express bus service, Ride Share, and the car pooling program. Also coordinate any major detours and closures with emergency service providers (police, fire, and ambulance), Anchorage School District bus operators, postal service, and the People Mover.

5.	Final Report. Before Project completion, submit a Report evaluating the Public Informational Program as detailed under this Subsection. The Report shall include an outline of the program, an analysis of the program's effectiveness, and suggestions on how to improve the program's effectiveness, economy, and usefulness on future projects.

6.	Project Progress Meetings. Attend all scheduled or special Project meetings between the Contractor and the Engineer at the field office.

7.	Web Page. Generate an INTERNET web site for the Project containing Project updates, schedules and general narrative information. Add links to the Department's NAVIGATOR Home Page (www.dot.state.ak.us/navigator.html). Update the site weekly.

643-4.01 METHOD OF MEASUREMENT. Page 376, under item 6 “Interim Pavement Markings,” delete the second paragraph.

Add the following: Providing mail outs, notices, displays for open house and public meetings, and providing weekly notices with updates will not be measured for payment.

643-5.01 BASIS OF PAYMENT. Add the following: The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Meter | $215.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion | Each | $2,500.00 |
| Pilot Car | Hour | $65.00 |
| Watering | Kiloliter | $5.25 |
| Street Sweeping | Hour | $150.00 |
| Plastic Safety Fence | Meter | $8.00 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Meter | $12.50 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Meter | $4.00 |
| Temporary Guardrail | Meter | $70.00 |
| Interim Pavement Markings Painted Markings Remove and install temporary Raised Pavement Markings – Single Stripe Temporary Raised Pavement Markings Markings Word or Symbol Markings | Meter Meter Meter Each | $0.32 $2.13 $0.24 $40.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $32.00/hour. The Engineer does not require a change order/directive for the flagging pay item. (05/30/01)R222M98

Payment for Item 643(26) Public Informational Program on a contingent sum basis at the rate of receipts plus 15%.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

643(26)	Public Informational Program	Contingent Sum

(8/13/99)R102M98

## SECTION 644

## SERVICES TO BE FURNISHED BY THE CONTRACTOR

Standard Modifications

644-2.01 FIELD OFFICE.  In the third paragraph, change “the final inspection” to “project completion”.

Special Provisions

644-2.01 FIELD OFFICE.  Delete the third fifth and seventh sentences of the first paragraph and the second paragraph in this subsection and substitute the following: Meet the following office requirements:

1.	A minimum of 200 square meters with a separate smaller office of 45 square meters of floor area. Divide the office area so that it contains an office room separated by a closable door. The office room shall have a minimum of 15 square meters of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of ten (10) electrical outlets.

4.	A minimum of 5 square meters of window area and adequate ventilation.

5.	Provide adequate parking for a minimum of 15 vehicles, with one disability parking space. The Engineer's office shall be accessible by the disability parking. The disability parking shall meet the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Provide attached indoor plumbing with sanitary lavatory facilities and potable drinking water.

7.	Three (3) telephone service lines available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

- Located within 2 kilometers of the project.

- Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

- Provide one move in and one move out for state office furniture and equipment.  (4/11/00) R63Am

Standard Modifications

644-4.01 BASIS OF PAYMENT. In the last full paragraph, beginning with “Furnishing the following is subsidiary”, after “platform scales,” insert “ scale operators, “.

Special Provisions

644-4.01 BASIS OF PAYMENT.  Add the following: Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory. (4/11/00) R63M

Add the following section:

## SECTION 645

## TRAINING PROGRAM

Special Provision

645-1.01 DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j and 7.l, located in the "green pages" of this document.

645-3.01 General.  The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications,

or in the unskilled classifications, provided that significant and meaningful training can be provided. Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following: contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02 Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03 Subcontracts.  In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate. However, the responsibility for meeting these training requirements remains with the Contractor;

compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01 Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits. The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program,	Labor Hour

___ Trainees/Apprentices

(10/29/91)S 16

Add the following Section:

SECTION 647

EQUIPMENT RENTAL

Special Provisions

647-1.01 DESCRIPTION. This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer. Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions. These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers. In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED. In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer. The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements. The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work. The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production. The minimum ratings of various types of equipment shall be as manufactured and based on

manufacturer's specifications. Alterations will not be considered acceptable in achieving the minimum rating. Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL. Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity. All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work. Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS. The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project. The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the

Engineer Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

647-4.01 METHOD OF MEASUREMENT. The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer. The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment. Travel time to or from the project, will not be authorized for payment.

647-5.01 BASIS OF PAYMENT.  Payment for Item 647(1), Wide Pad Dozer, 48 kW Minimum shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment. Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

647(1)	Wide Pad Dozer, 48 kW Minimum	Hour

(11/12/98)R15M98

SECTION 660

##### SIGNALS AND LIGHTING

Special Provisions

660-1.03 EQUIPMENT LIST (S) AND DRAWINGS.  Delete item number 1 that follows the first paragraph, and add the following: The Approved Products List does not apply to the 660 items.  Provide catalog cuts of all materials to the Engineer for review and approval.

Add the following to the last paragraph.  The Engineer will deliver one copy each to State Maintenance and Operations; Technical Services; and attach the appropriate sheets of the last set in clear plastic envelopes to the inside of each controller assembly and load center.

660-1.05 MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS. Delete this subsection in its entirety and substitute the following: This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the contract. The work includes: repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned according to the following specifications.

At the Pre-construction Conference, furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities. Make this person available at all times until the date of Acceptance for Traffic and Maintenance and provide all labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

The Engineer shall, prior to beginning work, notify and the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time. Maintenance does not include replacing defective equipment or repairing damage before transferring maintenance responsibility. Therefore, before starting work on the project, the Contractor shall inventory the condition of the existing equipment and document all damaged and defective equipment, which the Engineer will inspect with the Contractor. If the Contractor begins work before providing the Engineer with an inventory, the Contractor waives the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep all components of the existing and temporary electrical systems in fully operational during the progress of the work, except when the Engineer allows shutdowns to alter or removes the systems. The Engineer will consider these systems fully operational when no damaged or defective equipment is found in service, and photoelectric controls operate the lighting systems. The State will pay for all electricity used to operate the systems, if the public benefits from the operation. Furnish replacement equipment compatible with equipment used in the Central Region.

Begin repair work on all systems within one hour of notification by the Engineer. If the Contractor does not complete the repairs, the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor. When the Contractor works on a traffic signal system, the Contractor shall print a record of all work performed in the dairy found in each controller cabinet. Entries shall include:

1.	The dates and times the Contractor began and completed work, and the names of the crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to periods during normal working hours as specified in Section 643, Traffic Maintenance. During the shutdowns, use flag persons to control traffic. Provide local traffic enforcement and maintenance agencies 24 hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and all underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways remain open to traffic and the work, includes modifying the existing lighting systems, energize the modified circuit by sunset on the same day the original circuit is retired

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever the Contractor reduces their clearance from the traveled way to less than 1.8 meters.

During the various phases of construction, shift the signal heads to keep them aligned horizontally and vertically with the approaches in accordance with the following:

- For overhead signals, maintain 5.3 m to 5.8 m of clearance between the traveled way and the bottom of each signal.

- For side mounted signals, maintain 2.7 m to 3.4 m of clearance between the traveled way and the bottom of the signal.

3.	Align overhead signals controlling a single lane with the center of the lane.

4.	Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

5.	Check the horizontal angle to the side mounted far right signal from the center of the farthest left through lane at the stop bar. When the angle exceeds 20 degrees, move this signal to an overhead location. With two or more through lanes, center one signal head over each lane. With one through lane and protected-permitted signal phasing, leave the five section signal over the lane line and center the signal to be relocated over the through lane, otherwise install the relocated signal 2.4 meters to the right of the signal centered over the through lane.

6.	For pedestrian signals, maintain 2.1 m to 2.7 m between the traveled way and the bottom of each pedestrian signal.

7.	Aim all signal heads in accordance with subsection 660-3.08, Installation Details.

When no longer required, salvage all original and Department provided equipment in accordance with the plans and subsection 660-3.21, Salvaging or Reusing Electrical Equipment, and remove all other materials used in the temporary systems from the project.

Add the following subsections:

660-1.05(A) TEMPORARY SIGNAL SYSTEMS. Provide temporary traffic signals at the intersections of Dimond Boulevard and Sandlewood Place. Move traffic through these intersections at all times with fully functional traffic signals, except during shutdowns to change from one system to another. The Engineer will limit temporary signal system shutdowns to periods during normal working hours as specified in Section 643, Traffic Maintenance. During these shutdowns, use flag control to control the flow of traffic.

Submit a plan for each temporary signal system to the Engineer for approval before implementation. Ensure each temporary signal system equals the permanent signal system included in the Plans, that is, it includes the same number of signal heads, signal phases, pedestrian pushbuttons, etc.  Include the following details in each temporary signal plan.

1.	A scale drawing of the intersection that includes all lanes, their widths, and auxiliary lane pocket lengths.

2.	The location of all signal poles.

3.	The location, sizes, and type of each signal head.

Temporary signal systems may consist of any combination of the following:

1.	The existing systems

2.	Relocated components of the existing systems

3.	Guyed wood poles

4.	Parts of the permanent signal system.

Furnish and install all materials and miscellaneous hardware required for a functional traffic signal system. All materials shall conform to the requirements of the plans and specifications. Use temporary equipment compatible with existing equipment used in the Central Region. Provide load centers as required in subsection 660-1.05(B), Temporary Illumination Systems.

The Contractor may suspend traffic signals from messenger cables provided the Contractor mounts them with standard span wire hangers and secure them with a second cable to prevent misalignment in a wind. Furnish all signal faces with back plates and visors. Use two circuits to energize the signals of each phase that include two or more signal faces; wire each circuit wired with an IMSA 20-1 signal cable. The Engineer will allow splices only at the terminal blocks in the signal faces. Leave sufficient signal cable slack at each pole to provide for drip loops and to allow realignment of each signal head. The Contractor may install temporary controller assemblies on Type III junction boxes while completing work on the permanent systems.

Whenever temporary signals includes a span wire attached to a permanent signal pole, install a guy on the permanent pole and provide protective collars to prevent chafe damage. Exclude poles with breakaway bases in span wire supported signal systems.

Maintain fully actuated traffic signals during the normal course of construction by installing loop or optical detectors as directed by the Engineer.  During winter shutdown, provide loop detectors in the signal systems according to Section 6.080 of Chapter 6 of the Municipality of Anchorage’s Design Criteria Manual.

660-1.05(B) TEMPORARY ELECTROLIERS: Install temporary electroliers at all temporary traffic signals, at the locations shown in the Plans, if any, at all locations specified by the Engineer, and when all of the following conditions apply, on all roadways illuminated by existing lighting before beginning work

- When maintaining traffic on the subgrade, any portion of the pavement structure, on the existing pavement, or on temporary pavement.

- When the permanent lighting system can not be made operational beforehand.

- When, as a result of the Contractor’s grading operations, a vehicle with a 100 mm ground clearance and 1500 mm between the tires would snag on the foundation.

- At all times during the calendar year, except north of Turnagain Arm of Cook Inlet no lighting is required from midnight June 7 to midnight July 5.

Make temporary electroliers operational by sunset on the day replacing or retiring the existing system, or open a roadway and/or detour to traffic.

Submit a plan for each temporary electrolier system to the Engineer for review and approval before implementing it. Allow at least two weeks for review. Provide temporary electroliers on the far right side of all approaches at signalized intersections.  The Contractor may install luminaires and mast arms on the signal poles when they do not conflict with other overhead utilities.  Along roadways, choose one of the following options for the temporary lighting plan

- When one is included, use the temporary lighting plan detailed in the Plans.

- On roadways with existing lighting, provide new foundations and install poles and mast arms sized to keep the existing luminaires in their existing positions horizontally and vertically over the roadway.  In this case, no lighting design is required.

- The Contractor shall design temporary lighting system using the Contractor’s choice of luminaires, including the luminaires of the permanent lighting system. Use a layout pattern, offset, mounting height, and luminaire spacing that provide a light distribution which conforms to AASHTO’s “An Informational Guide for Roadway Lighting” illuminance method of design.  Design the system for the roadway’s functional class as specified in the Department’s Annual Traffic Volume Report.

Furnish and install all materials and miscellaneous hardware required to provide a functional lighting system, including foundations and electrical load centers. All materials shall conform to the requirements of the Plans and Specifications, except branch conductors may be triplex aluminum with messenger cable if they are installed overhead.  Install branch conductors in underground electrical conduit when overhead conductor clearances do not conform to the National Electrical Safety Code (NESC).  Size the branch conductors to provide the minimum voltage the ballast manufacturer recommends at the most remote luminaire.

Use any of the following poles.

- Scheduled salvaged existing light poles found within the project.

- Poles from the permanent lighting system.

- The following new or used poles that furnished by the Contractor, provided they maintain a minimum 9 m difference in elevation between a luminaire and the edge of traveled way beneath it.  Provide certification on the merchantability of the used poles.

- ANSI Class 4 wood poles.  Install outside the clear zone during winter shutdown. To determine the clear zone, see subsection 1130.02 of the Alaska DOT/PF Highway Preconstruction Manual.

- Steel, aluminum, or fiberglass poles that meet design criteria for 130 kilometer per hour wind speeds according to AASHTO’s “Standard Specifications for Structural Supports for Highway Signs, Luminaires, and Traffic Signals”.

c.	Poles that are part of the temporary signal systems.

Furnish all temporary electroliers, in service at any time from October 1 through May 15 and located within the clear zone, with an approved yielding type base. Approved yielding bases consist of FHWA approved slip bases, transformer bases, or frangible couplings. Install wood poles and all other fixed base poles outside the clear zone or behind guardrail or portable concrete barrier that protects against another hazard.

Install temporary electroliers, in service at any time from May 15 through September and located within the clear zone, with approved yielding bases or with fixed bases shielded by 9 meters of barrier and an FHWA approved end treatment.  Provide 0.6 meters of clearance between the barrier and pole. Consider the costs of furnishing the barrier and an end treatment a subsidiary obligation of Item 660(8), Temporary Electrolier.  Replace fixed base poles that are located within the clear zone and which will remain in service after October 1 with yielding base poles at no expense to the State.

Use any of the following load centers to energize the temporary lighting and signal systems. Provide all work needed to modify load centers to provide functional temporary lighting and signal systems according to the NEC.

- Permanent load centers installed in their plan location.

- Existing load centers scheduled to remain intact until completion of the project. The Contractor may relocate and reuse existing load centers only if they are approved.

3.	Approved temporary load centers with photoelectric controlled lighting circuits.  Provide a temporary load center when retiring an existing load center that is not approved, and when approved load centers are unavailable.

Approved load centers include load centers UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "Suitable for use as service equipment".

660-2.01 EXCAVATING AND BACKFILLING. In the fourth paragraph, change “Subsection 204-3.01" to “Section 204.”

Add the following after the fourth paragraph: Backfill the first 150 mm lift with material free of rocks exceeding a 25 mm maximum dimension.

Special Provisions

660-2.04 POLES, STEEL PEDESTALS AND POSTS. Add the following: Furnish back-up calculations stamped by a registered professional Engineer.

Relocate existing standards according to the plans in a manner that maintains their existing condition. The Replace standards damaged or destroyed by the Contractor’s operations at the Contractor’s expense. The Contractor shall repair relocated galvanized standards that are rusted or have scarred surface areas in accordance with subsection 660-2.15, Galvanizing.

Complete all welding design and fabrication according to the latest edition of the AWS D1.1, Structural Welding Code- Steel

- Circumferential Welded Splices

Inspect 100% of Complete Joint Penetration (CJP) welds by ultrasonic examination (UT).

2.	Longitudinal Seam Welds

- Inspect 100% of CJP welds shall be inspected by ultrasonic testing (UT)

- Inspect 25% of all Partial Joint Penetration (PJP) welds of longitudinal seams by magnetic particle examination (MT)

- Base Connection Welds

- Inspect 100% of all base connection welds

- Inspect CJP welds by UT

- Inspect fillet welds by MT

4.	At least 14 calendar days before welding, submit the welding plan and mill certification reports for all steel to the Quality Assurance (QA) representative for approval.  Do not begin welding until these items have been returned approved in writing by the QA representative. The welding plan shall consist of the following:

- Welding Procedure Specification (WPS)

- Procedure Qualification Record (PQR)

- Welder Performance Qualification Record (WPQR)

- Visual Inspection Form

- Report of Nondestructive Examination (NDE) of Welds according to Annex K, latest edition of AWS D1.1.

- The Contractor’s Quality Control (QC) manager with documentation of qualifications

g.	NDE personnel qualification records.

- Furnish all Quality Control inspection necessary to ensure that the materials meet the requirements of the contract documents and that workmanship meets the requirements of AWS D1.1.

- Correct all deficiencies in materials and workmanship revealed by inspection in accordance with AWS D1.1 without additional compensation.

- Furnish all completed QC inspection documents to the QA representative as designated by the State.

660-2.05 CONDUIT. Add the following: The Engineer will only allow trenching to install conduits across roadways scheduled to be paved or overlaid.  After paving the final asphalt course, however, the Engineer will not allow trenching.

660-2.06 JUNCTION BOXES. Delete the second paragraph and substitute the following: Only use pre-cast reinforced concrete junction boxes conforming to the sizes and details shown on the plans.  All junction box lids shall be cast iron lids.

660-2.08 CONDUCTORS. Delete the first paragraph of item 2 “Power Conductors and Cables” and add the following: Use power conductors and cables manufactured according to ICEA publication S-66-524 and NEMA Publication NO. WC7, and which are UL listed and labeled for direct burial and resistance to sunlight.  Furnish conductors insulated with chemically cross-linked polyethylene UL listed and labeled as type XHHW-2.  Use cables rated for 600 volts AC operation.

Furnish cables consisting of three #8 AWG conductors with conductor insulation colored black, white, and red. Furnish cables with three conductors larger than #8 AWG with conductor insulation colored black, white, and red, or with all black conductor insulation with printed numbers identifying each conductor according to ICEA method 4.

Delete subparagraph “d” of item 2.  Power Conductors and Cables and add the following: Furnish highway and sign illumination cables with #8AWG conductors with a low density, high molecular weight polyethylene jacket.

Delete Item 3 “Detector Loops” and substitute the following:

3.	Loop Detectors.  Use No. 14 AWG conductors that conform to IMSA Specification 51-5 for inductive loop detectors. Furnish the conductor loosely encased within a polyethylene tube.

4.	Loop Lead-in Cables.  Add the following to the third paragraph: Furnish cable with colored pairs that match those specified in subsection 660-2.09 Wiring, of these Special Provisions.

660-2.09 WIRING. Delete the first paragraph and add the following: Install signal cables with no splices in them. Install illumination cables without splices, except when adding an electrolier to the midst of a circuit. In addition, do not splice conductors within cabinets, poles, signal heads, and luminaires.

Crimp spade type terminals onto all conductors that attach to terminal blocks. When reusing cabinets, replace terminal blocks that lack enough terminals. Make the wiring within cabinets neat, and cable conductors together with self-clinching nylon ties.

Delete the first two sentences of paragraph numbered 7 and add the following: To add an electrolier to a circuit, splice a piece of illumination cable (a tap) into the cable that forms the circuit in the junction box adjacent to the electrolier. Terminate the two current-carrying tap conductors in the line side half of the fused splice connector. Pull the tap back into the junction box to position the fused splice connector in the space between the base plate and hand hole of each pole.  When a circuit branches, complete the splice in a junction box at the location shown in the Plans.

Delete the paragraph numbered 9 and Table 660-3 and add the following: When splicing loop detectors to multi-pair loop lead-in cables, complete the work according to the following:

1.	See the plans for the number assigned to each loop detector and the loops assigned to each loop lead-in cable. Using this information, splice the loop detector tails to the paired conductors found in each lead-in cable, using the following color code:

Loop Detector Number				Colored Pair

The lowest numbered loop detector			Red and Black

The second lowest numbered loop detector		Blue and Black

The third lowest numbered loop detector		White and Black

The fourth lowest numbered loop detector		Green and Black

The fifth lowest numbered loop detector		Brown and Black

Usually a spare pair					Yellow and Black

- Remove a short section of cable jacket and only cut the shielded pairs dedicated to loop detectors being spliced.  Run these pairs, without splices, to the controller cabinet.

- Strip the insulation from the ends of the conductors.  With the loop and lead-in conductors parallel to one another, twist the bare ends together and then solder them together.

- Insulate and seal each soldered connection with a mastic lined, heat shrink end cap.

5.	First, crimp and then solder spade terminals to the ends of the shielded pairs in the controller cabinet. The Department will terminate the pairs on the terminal blocks and make all series and parallel connections.

Delete the last three sentences of paragraph numbered 10.

From the first sentence of the paragraph numbered eleven, delete the phrase "and loop lead-in cable splice (single pair or multiple pair)".

Add the following: Encapsulate all loop lead-in cable splices in rigid, transparent, PVC molds filled with re-enterable polyurethane electrical insulating and sealing compound. Furnish splice kits rated for 1000 volts AC operation and direct burial.

Provide molds that are re-useable and come in four pieces held together with stainless steel hose clamps. Two pieces form a cylinder and two flexible end caps seal the ends and allow the conductor entry. Use molds with dimensions suitable for the splice made, encase the cable jackets, and have fill and vent funnels.

Insert a loose woven polyester web that allows a full 6 mm of insulating compound to flow between the splice and the inside of the mold. Fill the PVC molds with re-enterable polyurethane electrical insulating and sealing compound that cures transparent, is nontoxic, is non-corrosive to copper, and does not support fungi or mold growth.

Delete paragraph numbered 14. and add the following: Label the cables used in the signal and illumination systems with the following legends:

1.	For the cables listed in Table 660-1, use the legends included in the same Table.

2.	Use the loop number shown on the plans to label each tail of all loop detectors and the paired loop lead-in conductors in the controller cabinet.

3.	For interconnect cables, use the first letter of the direction the cable follows to the adjacent intersection on each cable. Add a number suffix if more than one cable is routed to the adjacent intersection.

Furnish the two types of identification tags described below that feature hand written legends. Write the legends specified neatly and legibly, using a black marking pen recommended by the tag manufacturer. Replace at no expense to the State all identification tags the Engineer deems illegible.

1.	Use identification cable ties for labeling loop detector tails and the paired conductors included in each loop lead-in cable in the controller cabinet. Furnish identification cable ties made of nylon that feature a nonmagnetic stainless steel locking device embedded in the head and a tag attached "flag style" to the head. The cable ties shall consist of a single strap with a minimum size tag of 20 mm by 9 mm.

2.	To label all other cables, use cable tags made of nylon reinforced vinyl impervious to the elements and which will not tear. Provide tags with a 100 mm by 44 mm minimum size that attaches flag style at one corner to a single strap. Furnish yellow tags for labeling all signal and interconnect cables and red tags for labeling lighting and feeder cables.

660-2.10 FUSED SPLICE CONNECTORS.

Add the following: Retrofit reused poles with new tap wires, and fused disconnect kits.

660-2.11 BONDING AND GROUNDING.  Add the following after the first paragraph: Install a 19 mm by 3.0 m copper clad ground rod under “P” type controller cabinet foundations.

Add the following after the second paragraph:

All hardware, including grounding bushings, ground rods, and ground rod clamps shall be UL listed. Furnish threaded type grounding bushings that are made of a malleable iron or steel and

feature a mechanically or hot dip galvanized finish.  Bushings shall also feature an insulated throat, a tin-plated copper saddle for attaching the grounding conductors, and stainless steel set screws.

Where wire is pulled and reinstalled in existing conduits, the bare No. 8 AWG copper wire shall also be installed. Where conduits are installed for future conductors, the above mentioned copper wire may be omitted. (3/30/00)R215M98

660-3.04 SPECIAL AUXILIARY EQUIPMENT.  Add the following:

- Opticom Priority Control System. Install the following components of the 3M Company’s Opticom Priority Control System in accordance with 3M’s written installation instructions at each signalized intersection listed on the plans.  During signal preemption, the controller unit rather than the phase selector or auxiliary logic shall perform all interval timings, signal sequences, and phase skips.

- Unless otherwise shown on the Plans, the Optical Detector shall be Opticom Model 711.  Before installing the Optical Detectors, gain approval of their final lateral location on the mast arms from the Engineer.  See the plans for installation details.

- Install Model 138 Optical detector lead-in cable and a three conductor #14 AWG signal cable between each optical detector and the controller cabinet. Furnish enough slack in these cables for them to extend 0.6 m beyond the end of each signal mast arm and to leave 3.0 m of slack in the controller cabinet.

Before attaching the conductors to the optical detector, strip the insulation from the conductors in the Model 138 cable and attach all four conductors to ground in the controller cabinet.  Attach the signal cable to the confirmation light.  The Municipality of Anchorage’s Signal Maintenance Section will make final terminations of the conductors in the controller cabinet under Item 660(26), Signal System Timing and Adjustments.

- Furnish each controller assembly with a Model 754 phase selector, a Model 760 card rack, and an Opticom Panel Assembly, U.S. Traffic Corporation part number 103303, which interfaces the card rack to the controller cabinet.

- Furnish new controller cabinets with these parts installed by the controller assembly manufacturer; and

- When retrofitting existing controller cabinets, deliver these parts to the Municipality of Anchorage’s Signal Maintenance Section.  They will install these parts under Item 660(26), Signal System Timing and Adjustments.

660-3.05 CONTROLLER CABINET.

- STANDARD FEATURES

c.  Cabinet Wiring. Add the following to (1): Furnish all controller cabinets wired to accommodate five 4-channel inductive loop detector units and two 2-channel inductive loop detector units.

660-3.07 SHOP TESTS. In the second paragraph, change "6 weeks" to "2 weeks".

660-3.09 SIGNAL HEADS. Change the subsection titled “Optical Units.” to:  Incandescent Optical Units

Add the following subsection at the end of the Incandescent Optical Units subsection:

Light Emitting Diode Modules.

1.	Definition

a.	Furnish light emitting diode (LED) signal modules for the indications in all 200 mm and 300 mm traffic signal faces on this project.

b.	LED signal modules shall consist of an assembly that utilizes light emitting diodes as the light source in lieu of an incandescent lamp for use in traffic signal sections.

2.	General.

a.	Furnish LED signal modules that fit in the doorframe of a standard traffic signal section.  The lamp socket, reflector, reflector holder and lens used with an incandescent lamp shall not be used in a signal section in which an LED signal module is installed.

b.	LED signal modules shall be a sealed unit with two conductors for connecting to power, a printed circuit board, power supply, a lens and gasket, and shall be weather proof after installation and connection.  The circuit board and power supply shall be contained inside the module.

c.	Furnish modules with an integral lens that feature a smooth convex outer surface made of ultraviolet stabilized plastic or glass.  The lens shall withstand ultraviolet (direct sunlight) exposure for a minimum period of 5 years without exhibiting evidence of deterioration.

d.	Use a one-piece EPDM (ethylene propylene rubber) gasket to seal the module in the doorframe.

e.	Furnish LED modules that utilize AllnGaP technology and are the ultra bright type rated for 100,000 hours of continuous operation from –40°C to 74°C.  AlGaS LEDs will not be allowed.

f.	The failure of an individual LED in a string shall only result in the loss of that LED, not the entire string or indication.

g.	LED signal modules shall maintain not less than 85 percent of the standard light output values found in the ITE publication ST-008B, "Vehicle Traffic Control Signal Heads" (VTCSH ST-017). LED signal modules shall maintain this light output after 72 months of continuous use in a traffic signal system over the temperature range of -40°C to +74°C.

3.	Physical and Mechanical Requirements

a.	LED traffic signal modules shall be designed as retrofit replacements for existing optical units of signal lamps and shall not require special tools for installation.  LED signal modules shall fit into existing traffic signal section housings built to the VTCSH without modification to the housing.

b.	Installation of a LED signal module shall only require the removal of the optical unit components, i.e., lens, lamp module, gaskets, and reflector; shall be weather tight and fit securely in the housing; and shall connect directly to electrical wiring.

LED Signal Module Lens.  The LED signal module shall be capable of replacing the optical unit.  The lens may be tinted or may use transparent film or materials with similar characteristics to enhance ON/OFF contrasts.  The use of tinting or other materials to enhance ON/OFF contrasts shall not affect chromaticity and shall be uniform across the face of the lens.

If a polymeric lens is used, a surface coating or chemical surface treatment shall be used to provide front surface abrasion resistance.

Environmental Requirements.  The LED signal module shall operate at all temperatures from -40°C to +74°C.

The LED signal module shall protect all internal components against dust and moisture intrusion according to NEMA Standard 250-1991 for Type 4 enclosures.

Construction.  The LED signal module shall be a single, self-contained device, not requiring on-site assembly for installation into an existing traffic signal housing.  The power supply for the LED signal module shall be integral to the unit.

Module Identification.  Each LED signal module shall have the manufacturer's name, trademark, and other necessary identification permanently marked on the back of the module.  Each individual LED signal module shall be identified for warranty purposes.

The following operating characteristics shall be identified: rated voltage, power consumption, and volt-ampere.

Each LED signal module shall have prominent and permanent vertical marking(s) for correct indexing and orientation within a signal housing.  The markings shall consist of an up arrow, or the word "UP" or "TOP".

4.	Photometric Requirements.

a.	LED traffic signal modules shall meet at least 85 percent of the minimum VTCSH intensity requirements while operating any temperature from -40°C to +74°C.

b.	The minimum initial luminous intensity values for LED traffic signal modules shall be as defined in Section 11.04 of the VTCSH standard at 25°C.

c.	The measured chromaticity coordinates of LED signal modules shall conform to the chromaticity requirements of Section 8.04 and Figure 1 of the VTCSH standard.

5.	Electrical

a.	LED signal modules shall operate from a 60 Hz ±3 Hz AC line over a voltage ranging from 80 volts to 135 volts. The LED circuitry shall prevent perceptible flicker over the voltage range specified above.  The fluctuations of line voltage shall have no visible effect on the luminous intensity of the indications.  Rated voltage for all measurements shall be 120 volts. LED signal modules shall not produce light whenever the voltage drops to less than 45 volts AC.

b.	All wiring and terminal blocks shall meet the requirements of Section 13.02 of the VTCSH standard.  Furnish each signal module with two secured, color-coded, 600 V, 20 AWG minimum, jacketed wires that conform to the National Electric Code and are rated for service at +105°C. Furnish 1 m long conductors fitted with fork type terminal connectors.

c.	The signal module on-board circuitry shall include voltage surge protection to withstand high-repetition noise transients as stated in Section 2.1.6 of NEMA Standard TS-2, 1992.

d.	LED signal modules shall be operationally compatible with currently used controller assemblies (solid state load switches, flashers, and conflict monitors).

e.	LED signal modules and associated on-board circuitry must meet Federal Communications Commission (FCC) Title 47, Subpart B, Section 15 regulations concerning the emission of electronic noise.

f.	The LED signal module shall provide a power factor of 0.90 or greater.

g.	Total harmonic distortion (current and voltage) induced into an AC power line by a LED signal module shall not exceed 20 percent.

6.	Production Testing Requirements

a.	To ensure electronic component reliability before shipment, the manufacturer shall energize each new LED signal module for a minimum of 24 hours at operating voltage and at a temperature of 600 C.

b.	After completing the burn-in procedure, the manufacturer shall test each LED traffic signal lamp unit for rated initial intensity at rated operating voltage.

7.	Warranty. Provide the Engineer with all warranty documents before installing the LED modules, including the manufacturer’s toll free telephone number for returning failed LED modules.

- The manufacturer shall provide a written warranty that covers defects in materials and workmanship for the LED signal modules for a period of 72 months. The warranty period will begin on the date the traffic signal satisfactorily completes the functional test prescribed in section 660-2.14, Field Tests. The warranty period for modules that replace failed modules will begin on the date installed.

- The manufacturer shall replace failed LED modules with new LED modules at no cost to the State or Municipality of Anchorage, including the cost of shipping failed modules. The warranty does not include the cost of removing failed modules from or reinstalling new modules in a traffic signal system. Upon notification a module has failed, the manufacturer shall send, via next day delivery, the State or Municipality of Anchorage prepaid authorization to return the failed module.

c.	The manufacturer shall send replacement LED modules within five working days of receiving failed modules. Deliver the replacement modules to the Municipality of Anchorage, Traffic Signal Electronics Shop.

660-3.11 SIGNAL HEAD MOUNTING. Add the following: Remove all burrs from the inside and outside of all holes made to pass conductors through the walls of posts, poles, and mast arms to prevent scraping of the conductors.

Where 5-section vertical signal heads are side mounted on poles, install a steel conduit hanger on the vertical framework pipe, 150 mm down from the upper horizontal framework pipe.

660-3.13 PEDESTRIAN SIGNALS. Delete the first paragraph and replace it with the following Provide pedestrian signals with the international “HAND/WALKING PERSON” symbols. Furnish light emitting diode (LED) type pedestrian signal modules as specified in subsection 660-3.13A.  New pedestrian signals shall consist of Pedestrian LED Signal Modules installed in new housings and hardware.

Delete numbered subparagraphs 3. through 9.

Add the following subsection:

660-3.13a PEDESTRIAN LIGHT EMITTING DIODE SIGNAL MODULES.

1.	General

Furnish pedestrian LED traffic signal modules to replace neon type message modules found in 470 mm x 475 mm pedestrian signal housing built to the PTCSI Standard. Supply LED modules that display the “HAND” and “WALKING PERSON” symbols that comply with ITE Pedestrian Traffic Control Signal Indications (PTCSI) standard for these symbols.  Furnish LED modules that maintenance personnel can remove from the housing without damaging the module.

2.	Installation

a.	Furnish LED pedestrian signal modules designed as retrofit replacements for existing neon type pedestrian signals (ICC 4090 and/or 4094).

b.	The LED pedestrian signal modules shall not require special tools for installation.

c.	LED pedestrian signal modules shall fit into the existing pedestrian signal housings built to the PTCSI standard without any modifying the housing.

d.	Furnish LED pedestrian signal modules that fit securely in the housing, connect directly to existing electrical wiring, and form a weather-tight seal.

e.	Retrofitting an existing pedestrian signal shall only require the removal of the existing neon message module, gasket, and power supply and installation of the new LED module.

f.	Each retrofit shall include all necessary components to complete conversion including a one-piece gasket.

g.	Each pedestrian module shall have a sticker attached stating compliance to the ITE Standard for color.

3.	LED Pedestrian Signal Lens

a.	Furnish LED pedestrian signal modules with field replaceable lenses.

b.	Furnish LED pedestrian signal modules with UV stabilized polycarbonate lenses a minimum of 6 mm thick.

c.	The exterior of the lens of the LED pedestrian signal module shall be smooth and frosted to prevent sun phantom.

4.	LED Pedestrian Signal Module Construction

a.	Furnish one piece, self-contained, LED pedestrian signal modules that require no on-site assembly for installation in existing pedestrian signal housings.

b.	All Portland Orange LEDs shall be “AllnGaP” technology or equal, and rated for 100,000 hours or more at +25C and 20 mA. The Department will not accept LEDs that use “AllnGaS” technology.

c.	The manufacturer shall identify each LED pedestrian module for warranty purposes with their trade name, a serial number and operating characteristics, i.e., rated voltage and power consumption in volt-amperes.

5.	Environmental Requirements

a.	Furnish LED pedestrian signal modules that operate in the ambient operating temperature range of -40C to +60C.

b.	The LED pedestrian signal modules, when properly installed with gasket, shall be protected against dust and moisture intrusion with requirements of NEMA Standard 250-1991, sections 4.7.2.1 and 4.7.3.2., for type 4 enclosures to protect all internal LED, electronic, and electrical components.

6.	Luminous Intensity

- Furnish LED pedestrian signal modules that, when operated over the specified ambient temperature and voltage range, pedestrians can read both day and night at all distances from 3 m to the full width of the area they cross.

b.	The luminous intensity of the LED pedestrian signal module shall not vary more than  10% for voltage range of 80 VAC to 135 VAC.

7.	Chromacity

The measured chromaticity coordinates of the LED signal modules shall conform to the chromaticity requirements of Section 5.3 and Figure C of PTCSI standard.

8.	Electrical

a.	Furnish each LED pedestrian signal module with two secured, color coded, 600V, 20 AWG minimum, jacketed wires that conform to the National Electrical Code and which are rated for service at +105C.  Furnish 1 m long conductors fitted with fork type terminal connectors

b.	The LED pedestrian signal module shall operate from a 60  3Hz AC line over a voltage range of 80 VAC to 135 VAC.  Rated voltage for all measurements shall be 120  3 volts rms.

c.	The LED circuitry shall prevent perceptible flicker over the voltage range specified above.

d.	The LED pedestrian signal module circuitry shall include voltage surge protection against high-repetition noise transients as stated in Section 2.1.6, NEMA Standard TS-2, 1992.

e.	Catastrophic failure of one LED light source shall not result in the loss of more than the light from that one LED.

f.	The LED pedestrian module shall be operationally compatible with the currently used controller assemblies.  The LED pedestrian module shall be operationally compatible with conflict monitors.

g.	The LED pedestrian module including its circuitry must meet Federal Communications Commission (FCC) Title 47, Subpart B, Section 15 regulations concerning the emission of noise.

h.	The LED pedestrian module shall provide a power factor of 0.90 or greater over the operating voltage range and temperature range specified above for modules with 6 watts or more.

i.	Total harmonic distortion (current and voltage) induced into an AC power line by an LED pedestrian module shall not exceed 20% over the operating voltage range and temperature range specified above.

9.	Production Testing Requirements

a.	Energize each new LED traffic signal lamp unit for a minimum of 24 hours at operating voltage and at a temperature of 600 C to ensure electronic component reliability before shipment.

b.	After the burn-in procedure is completed, the manufacturer shall test each LED traffic signal lamp unit for rated initial intensity at rated operating voltage.

10.	Warranty Provide the Engineer with all warranty documents before installing the LED modules, including the manufacturer’s toll free telephone number for returning failed LED modules.

a.	The manufacturer shall provide a written warranty that covers defects in materials and workmanship for the LED signal modules for a period of 72 months. The warranty period will begin on the date the traffic signal satisfactorily completes the functional test prescribed in section 660-2.14, Field Tests. The warranty period for modules that replace failed modules will begin on the date they are installed.

- The manufacturer shall replace failed LED modules with new LED modules at no cost to the State or Municipality of Anchorage, including the cost of shipping failed modules. The warranty does not include the cost of removing failed modules from or reinstalling new modules in a traffic signal system. Upon notification a module has failed, the manufacturer shall send, via next day delivery, the State or Municipality of Anchorage prepaid authorization to return the failed module.

c.	The manufacturer shall send replacement LED modules within five working days of receiving failed modules. Deliver the replacement modules to the Municipality of Anchorage, Traffic Signal Electronics Shop.

660-3.16 LUMINAIRES. Add the following: Furnish high pressure sodium lamps with a rated life of 24,000 hours based on 10 hours per start.

The luminaire manufacturer shall furnish light fixtures free of substances (such as paint) that affect luminaire photometric performance.

Furnish with a wire way that meets National Electrical Code requirements to install three #10 AWG conductors with type XHHW insulation from the pole to a terminal block located in the luminaire.

Furnish luminaires that provide the uniformity specified (or better) in the arrangements listed on the plans.  Use a lighting program that calculates illumination levels according to the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8, dated 1983.  Furnish the Engineer with the manufacturer’s current electronic photometric data in Illuminating Engineering Society (I.E.S.) format to verify illumination levels and uniformity ratios.  If electronic data is unavailable, derive the illumination level at the dimmest point by straight-line interpolation between the isolux lines on the manufacturer’s current published photometric data charts. To calculate the uniformity ratio, divide the average illumination level by the illumination at the dimmest point.

Luminaire Type Definitions:

MC-3:	Mastarm Mounted Medium Cutoff, Type 3 as defined by the Illuminating Engineering Society (I.E.S.).

MS-3:	Mast-arm Mounted Semi Cutoff, Type 3 as defined by the Illuminating Engineering Society (I.E.S.).

Offset:	Pole top mounted luminaires designed to be offset between 6 and 15 meters from the edge of traveled way and angled between 30 and 50 degrees from the horizontal.

660-3.21 SALVAGING OR REUSING ELECTRICAL EQUIPMENT. Add the following: Transport all lighting equipment from the project, to Municipality of Anchorage, Traffic Signal Electronics Shop. Allow maintenance personnel to select the equipment they would like to salvage, and dispose of all remaining equipment. Municipality of Anchorage, Traffic Signal Electronics Shop; provide one week notice of the Contractor’s intent to deliver salvaged materials.

660-3.22 HIGH TOWER LIGHTING SYSTEM. Delete subsections 2 and 3, and add the following:

2.	Lowering System.  Install one of the following high mast lowering devices wired for a single circuit, rated 480 VAC single-phase, on each high tower pole shown on the Plans.  The manufacturer shall provide, and the Contractor shall pay for, an installation technician, who will oversee the assembly and final adjustment of all lowering device components.

Manufacturer	Model No.	Options to be furnished

Eagle High Mast Lighting Co.	ELC-30-GV	Hot dip galvanized masthead

assembly and transition plate

Holophane Corporation	LD5	Stainless steel hoist and winch cables

Millerbernd Manufacturing	SSLD-2	Portable power unit

Refer to the plans for the number of luminaires on each pole, each pole’s height, and whether FAA approved obstruction lights are required. Furnish one portable power unit with transformer on projects that include up to six high tower poles, and furnish two portable power units with transformers on projects that include more than six high tower poles.

- Pole. Design, fabricate, and install all poles to meet the following requirements.  See the Plans for the shaft length of each pole.

- Design Requirements.  A registered professional engineer shall design all high tower poles according to the following requirements and submit his stamped calculations and shop drawings to the Engineer for review.  Include, on the shop drawings, the specifications cited below and details of the features specified in the fabrication requirements subsection.

Design all poles according to the 2001 edition of the AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires, and Traffic Signals (referred to hereafter as the Standard Specs for Structural Supports) for the following conditions.

- Use a round or sixteen-sided cross section.

- Design for the basic wind speed shown in Standard Specs for Structural Supports or for 45 m/s, whichever is greater.

- Design all poles for a 50-year design life.

- Use a gust effect factor of 1.14.

- Design for the following fatigue design loads

- Vortex shedding, if shaft tapers are less than 0.0117 m/m.

- Natural wind gusts

- Disregard designing for galloping and truck-induced gusts.

Design all poles to support a load that consists of the lowering device and ten luminaires equipped with light shields. Use the following values for these components

Component	Effective Projected Area	Mass

One lowering device	0.8 meters2	140 kilograms

Ten luminaires	2.0 meters2	280 kilograms

Ten light shields	2.8 meters2	10 kilograms

Design all pole components using one of the following grades of steel

- ASTM A572M grade 65 that meets the Charpy V-notch impact test requirement of 20 N-m at -29 C, or

- ASTM A709M grade 50 that meets the fracture critical Charpy V-notch impact test requirements for zone 3 service temperatures listed in the supplement of ASTM A709M.

Submit the mill certifications for all steel items (plates, bolts, and all other related items) to the Engineer for approval.

Design all poles using no more than four tapered tube sections that telescope (slip-fit) into each other. Design a minimum overlap length of 600 mm or 1.5 times the diameter of the female section, whichever is larger.  The Department will not allow field welding to assemble the shaft.  Indicate the diameters, length, and thickness of all sections plus overlap lengths on the shop drawings.  If holes are needed to lift the sections, account for them on the shop drawings and provide for them in the engineering calculations. Include the total mass of each pole on the shop drawings.

Design the pole’s base plate to ensure bolt circle diameter and the quantity and size of anchor bolts match the high tower pole foundation detailed in the Plans. Use stud type bolts that conform to ASTM F1554, grade 55 (379 MPa yield strength) and meet the Charpy V-Notch impact strengths listed in subsection S4 of F1554.

Design a reinforced hand hole that provides an opening large enough to install the winch assembly selected by the Contractor.

Furnish a pole installation plan that documents the proper assembly of the pole sections, the location and width of dunnage supports during assembly, and the recommended number and location of lift points during pole installation.

- Fabrication Requirements. Fabricate the various pole components according to the following requirements.

Fabricate all tapered tube sections according to the following requirements

- Fabricate each section from one piece of steel.

- Complete all welding according to Structural Welding Code-Steel, AWS D1.1-2000.

- Make all welds continuous.

- On the ends of both sections that form a telescopic joint, provide full penetration longitudinal seam welds for a length at least 300 mm longer than the length of the joint.

- For all remaining longitudinal seams, complete welds that provide at least 60% penetration.

- Grind down all full penetration welds to the base metal on all surfaces that contact one another.

- Mark all sections to facilitate assembly of all shafts and to ensure each shaft is assembled with the proper sections.

- Discard all sections that vary more than 20 mm from a straight line throughout their length after they are hot-dip galvanized.

Provide a 230 mm diameter electrical access hole centered on the base plate.  Attach the base plate to the tube section with a full penetration seam weld.

Attach the hand hole frame to the tube section with a full penetration seam weld. To provide a watertight seal around the hand hole frame, install a door with two adjustable hinges, a neoprene rubber gasket, and, to tighten the door, two bolts with wing nuts opposite the hinges. Also include a provision to padlock the door with a 10-mm shackle.

At the masthead and within the hand hole area, provide mounting brackets to install the lowering device selected by the Contractor.  In the masthead-mounting bracket, round the edges of the hole through which the cables pass.

Test all welds made according to AWS D1.1-2000 and the following requirements. Provide Non-destructive Examination (NDE) by radiographic (RT) testing for 100% of the full penetration welds.  Provide NDE by Magnetic Particle testing (MT) for at least 25% of all other welds.  Show the NDE symbols for the test type on the shop drawings.

Furnish all Quality Control (QC) inspection necessary to ensure that the materials and welds meet the requirements of the approved shop drawings and weld quality meets the requirements of AWS D1.1. Submit to the Engineer for approval, along with the shop drawings, a welding plan that consists of the following

i.	Welding Procedure Specification (WPS),

- Procedure Qualification Record (PQR),

- Welder Performance Qualification Record (WPQR),

iv.	Visual inspection acceptance criteria with daily inspection form,

v.	Report of Nondestructive Examination (NDE) of Welds, and

vi.	The name of the Quality Control manager with documentation of qualifications

Correct all deficiencies in materials and workmanship revealed by the Quality Control and Quality Assurance (QA) inspections according to AWS D1.1 without additional compensation. Furnish all completed QC inspection documents to the Quality Assurance representative designated by the State.

Do not hot-dip galvanize the poles until the Contractor gives notice that the Engineer has approved the QC and QA test results.  Hot-dip galvanize each pole section according to AASHTO M 111M and these specifications.  In one dip, completely submerge each section in a kettle of concentrated zinc ammonium chloride flux solution heated to 55oC.  Then, in one dip, completely submerge each section in a separate kettle of prime western grade zinc heated to approximately 440oC.  Furnish all bolts and fasteners hot-dip galvanized according to AASHTO M 232M.

- Construction Requirements. For high tower poles, submit to the Engineer for approval a package that consists of the lowering device the Contractor plans to install and, from the pole manufacturer, their stamped engineering calculations, shop drawings, mill certifications, welding plan, and pole installation plan.

Assemble the pole sections, furnish and install all required dunnage, and lift the assembled pole according to the manufacturer’s pole installation plan.

4.	High Tower Foundation.  Install all high tower pole foundations according to the following requirements

- Materials. Furnish pipe piles that feature the diameter and minimum length and wall thickness as shown on the Plans.  Furnish piles made of material that conforms to ASTM A252/A252M Grade 3, except the mill certificates shall indicate a minimum 345 MPa yield strength.

Use the number, size, and length of ASTM F1554, grade 55, connection bolts, nuts, and washers as shown on the High Tower Foundation Detail Sheet. Furnish bolts that also meet the Charpy V-Notch impact strengths listed in subsection S4 of ASTM F1554.

- Fabrication Requirements. Fabricate the anchor bolt templates to match the plates shown on the High Tower Foundation Detail Sheet. Attach the pile cap to the pipe pile with a full penetration seam weld. The Department will not accept socket type joints that are attached to the pile with two fillet welds.

- Construction Requirements. Install the steel pipe piles open ended according to Section 505.

Complete all welding allowed in Section 505 according to the Structural Welding Code –Steel, AWS D1.1-2000. At least 30 calendar days before beginning welding, submit a welding plan and mill certification reports for the pipe piles to the Engineer for approval.  Do not begin welding until the Engineer has returned these items approved in writing.  The welding plan shall consist of the following:

- Welding Procedure Specification (WPS),

- Procedure Qualification Record (PQR),

- Welder Performance Qualification Record (WPQR),

- Visual Inspection Form,

- Report of Nondestructive Examination (NDE) of Welds, and

- The name of the Contractor’s Quality Control (QC) manager with documentation of qualifications.

Furnish all Quality Control inspection necessary to ensure the materials meet the requirements of the contract documents and workmanship meets the requirements of AWS D1.1.

- Visually inspect (VT) the entire length of each weld.

- Inspect all full penetration welds by ultrasonic NDE (UT) as shown on the Plans.

Correct all deficiencies in materials and workmanship revealed by QC and Quality Assurance (QA) inspections according to AWS D1.1 without additional compensation.

Furnish all completed QC inspection documents to the Quality Assurance representative designated by the State.

Generously lubricate the bearing surface and internal threads of all top nuts with beeswax and tighten the top nuts according to the high tower anchor bolt tightening procedure included in the appendices.

660-3.24 SIGNAL SYSTEM TIMING AND ADJUSTMENTS. Add the following subsection: The Engineer will use signal maintenance personnel from the Municipality of Anchorage (MOA) to perform the following functions.  Functions consist of:

- Laboratory Inspection and Tests.  Ship the traffic controller cabinets and equipment to the Municipality of Anchorage Traffic Signal Maintenance lab at 3550 E. Tudor Road, Building C.  The Municipality will inspect cabinet wiring, burn in signal equipment, customize cabinets for desired operation and test in accordance with Subsection 660-3.07 Shop Tests.

Field Tests and Adjustments. Municipal signal maintenance personnel complete the following work.

- Loop Detector Wiring.  Maintenance personnel will test and terminate the paired conductors in the loop lead-in cables. The Contractor shall prepare the loop lead-in cables for tie-down, including labeling all paired conductors, stripping insulation and fitting conductor ends with termination connectors.

- Control Cable Wiring.  When an actively operating signal system is being modified, the maintenance personnel will terminate all control cables within the traffic signal controller cabinet. The Contractor shall prepare the cables for termination, including labeling all paired conductors, stripping insulation and fitting conductor ends with termination connectors.

- Timing Adjustments.  During the project, maintenance personnel may be required to adjust the system and intersection operational timing to accommodate project conditions.

- Interconnect Wiring. Maintenance personnel will splice, test and perform tie-down on all interconnect wiring.

660-5.01 BASIS OF PAYMENT. Add the following: The lump sum prices paid for the items included in the Contract includes full compensation for all work involved in furnishing and installing, assembling, modifying, and removing the components of the systems shown on the plans. This includes: completing all excavation to install foundations, conduits, and junction boxes, backfilling and compacting trenches, removing and replacing improvements, installing sumps under junction boxes, and pulling conductors. The lump sum prices paid also include full compensation for all work specified in the Standard Specifications and Special Provisions. This includes: getting all materials approved; preparing as-built plans, maintaining the electrical systems, adjusting junction boxes to grade, making all splices, labeling all conductors, completing all tests, and delivering salvaged electrical equipment.

The Engineer will pay Item 660(26), Signal System Timing and Adjustments, based on paid receipts plus 15 percent for authorized work performed by the Municipality of Anchorage. A directive will not be required to initiate payment for work performed under Item 660(26). The Contractor shall be responsible for bearing all costs of the Municipality re-testing equipment that fails to comply with the Plans and Specifications.

The unit price paid for each temporary electrolier includes full compensation for all work involved in getting the Contractor’s plan and materials approved, and moving, furnishing, assembling, installing, and making each temporary electrolier operational. The price also includes full compensation for installing a foundation, removing and replacing improvements, installing conductors, maintaining the electrical system, installing temporary electrical load centers when load centers are unavailable for use, and removing the temporary electrolier and its foundation when it is no longer needed.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

660(8)	Temporary Electrolier	Each

660(26)	Signal System Timing and Adjustments	Contingent Sum

(6/8/00)R65M98

- Add the following Section:

## SECTION 662

## SIGNAL INTERCONNECT

# Special Provisions

662-1.01 DESCRIPTION.  This item consists of all work and materials required to construct a signal interconnect between the controller assemblies along the route shown on the plans, or on a route as directed by the Engineer.

The signal interconnect consists of the following:

- cable

- conduit

- junction boxes

- interconnect termination cabinet

- ground wire and bushings

- splicing cable

- terminating conductors on terminal blocks

Signal Interconnect work and materials will meet Section 660, Signals and Lighting specifications unless specified otherwise in this section.

662-2.01 MATERIALS.  Furnish  #19 AWG telephone cable with the number of pairs specified in the plans for interconnect cable.  Interconnect cable must conform to REA Specification PE-39.  Install interconnect cable in galvanized rigid metal conduit.  See Plans for conduit size.

Encapsulate completed splices in waterproof reenterable type splice kits of the same type used for loop lead-in cable splices. REA Bulletin 344-2 entitled "Lists of Materials Acceptable for use on Telephone Systems of REA Borrowers" provides a list of acceptable splice materials.

Submit all materials for review and approval per the requirements of subsection 660-1.03, Equipment List and Drawings.

662-2.03 JUNCTION BOX. Furnish pre-cast, reinforced concrete junction boxes conforming to the sizes and details shown on the Plans.  Install junction box lids made of cast iron.

Unless the conductors are being pulled keep all junction boxes and ends of conduit covered.

662-3.01 CONSTRUCTION REQUIREMENTS.  Install junction boxes at all abrupt changes in conduit alignment and on 120 meter maximum centers. Angle points and curves with delta angles greater than 45 degrees constitute an abrupt change.  Install Type 1A junction boxes, except when the Contractor needs to splice interconnect cables together.  Complete all interconnect cable splices in Type II or III junction boxes.

Complete all splices in accordance with Rural Electrification Administration (REA) Specification PC-2 for splicing telephone cables.  The Contractor may determine the locations for making signal interconnect splices. The Engineer, however, will not allow splices to be made at low points in the terrain or the bottom of sag vertical curves.  Keep splices in the interconnect cable to an absolute minimum, and the splice locations must be approved by the Engineer beforehand.

- Furnish the controller cabinets with terminal blocks for the interconnect cable.

662-3.02 EXCAVATING AND BACKFILLING. Backfill the excavations according to Section 204.

662-4.01 METHOD OF MEASUREMENT.  The Engineer will measure signal interconnect by the meter from the center of junction box to center of the next junction box, following the slopes of the existing ground.

662-5.01 BASIS OF PAYMENT.  The contract unit price paid per meter for signal interconnect constitutes full compensation for furnishing all work required to complete the work specified.  Terminal blocks for the interconnect cable shall be paid under Item 660(1) Traffic Signal System Complete.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

662(1)	Signal Interconnect	Meter

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDERS

Special Provisions

669-1.01 DESCRIPTION. This work shall consist of furnishing and installing two automated traffic recorder stations.

An Automated Traffic Recorder (ATR) station is a vehicle detection system and may contain a traffic volume counter, an Automated Vehicle Classifier (AVC), a Weigh-In-Motion (WIM) system and/or other equipment.

The simplest form of ATR is an Intermittent Volume Recorder (IVR), which consists of inductive loop sensors buried beneath the pavement in each traffic lane, with lead wires run to a type CBA1 cabinet at the side of the road.  Traffic volume information is collected by a portable, battery-operated traffic counter connected to the inductive loop wires. The traffic counter detects passage of vehicles and stores the data for later retrieval.

The locations of traffic detection sensors and cabinets, shown on the plans are approximate and the Engineer shall establish the exact locations in the field after consultation with the DOT/PF Highway Data Section.

A general description of the Automated Traffic Recorders on the project is as follows:

H1: Southeast Loop Ramp ATR.  A one loop ITR configuration, without electrical or telephone service.  See ATR Assemblies as shown on the plans.

H2: Southeast Exit Ramp ATR.  A two loop, one loop per lane, ITR configuration, without electrical or telephone service.  See ATR Assemblies as shown on the plans.

669-1.02 REGULATIONS AND CODE.  All materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01 MATERIALS.  All materials provided shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring.  All wiring shall be in accordance with subsection 660-2.09, Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.  All wires and cables must be home run labeled in each junction box and cabinet; for example, W1SLA (for wire) and GaSLA (for cable) as shown on the plans.

2.	Conduit.  All conduit shall be in accordance with subsection 660-2.05, Conduit. All conduits, except for PVC conduit forming the inductive loops, shall be galvanized rigid metal. All grounding bushings shall be plastic-sleeved to minimize the potential for insulation damage during wire pulls.

3.	Junction Boxes.  All junction boxes shall be in accordance with subsection 660-2.06, Junction Boxes.  The covers of all junction boxes used for loops or sensor wires shall be labeled 'TRAFFIC'.  Junction boxes for 120V/240V electrical service shall be kept completely separate from junction boxes containing loop or sensor wiring.  The covers of all junction boxes used to provide electrical service to ATR installations shall be labeled 'ELECTRIC’.

4.	Terminal Blocks.  All terminal blocks shall have nickel, silver or cadmium plated brass binder-head screw terminals.  Terminal blocks shall be a barrier type, rated 600 VAC at 20 Amps, sized for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips.

5.	Inductive Loops.  All inductive loops shall be in accordance with subsection 660-2.08, Conductors.  Conductors used for detector inductive loops shall be UL listed as IMSA specification #51-5-1984 single conductor PVC nylon with tube jacket, type THHN, #14 AWG.

Multiple pair loop lead-in cable shall consist of twisted pairs of 18AWG stranded tinned copper wire.  Each twisted pair shall have its own 20AWG tinned copper drain wire.  An aluminum foil shield shall surround each individual bundle of twisted pair and drain wire.  Multiple pair loop lead-in cable shall have an overall PVC or PE outer jacket.

6.	Style CBA1 Cabinets.  All cabinets shall meet or exceed a NEMA 3R rating.  All cabinets shall be third party certified as an assembly.  Style CBA1 cabinets shall meet the following requirements:

Cabinet Construction. The cabinet shall be sized as shown on the plans.  The cabinet and hinged door shall be constructed from sheet aluminum alloy, and shall be unpainted with a smooth exterior finish.  All welds shall be neatly formed and free of irregularities.  All inside and outside edges of the cabinet shall be free of burrs.  Cabinet shall be provided with aluminum mounting plate as shown on the plans.

7.	Pavement. Pavement materials shall meet the following requirements:

Asphalt Pavement. Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement for Asphalt Concrete, Type I and shall be approved by the Engineer.

- Traffic Volume Counters. The Contractor shall supply and install traffic volume counting equipment at Assembly H1. The equipment shall have the capability of counting traffic in all lanes. The traffic volume counter shall be a PEEK brand unit available from:

PEEK Traffic Inc.

1500 N. Washington Blvd

Sarasota, FL 34236

PH. (800) 245-7660

Fax (941) 365-0837

Each traffic volume counter shall include:

- ADR model 1000

- Built-in solar panel

- motherboard option

- 8 loop count capacity

- PCMCIA memory slot

- Rechargeable battery

- Battery charger

- PC laptop communications cable

- Loop detector cables

- User manual

669-3.01 CONSTRUCTION REQUIREMENTS.

- Wiring.  All wiring shall be installed in accordance with subsection 660-2.09, Wiring. All conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs.

- All unused pairs shall be properly terminated. At junction boxes, unused pairs shall be terminated within splices and labeled. At cabinets, unused pairs shall be terminated to a terminal block and labeled.

b.	All wiring shall have at least 0.6 meters of slack cable in each junction box and at least 1.8 meters of slack cable available in the equipment cabinet prior to the terminal block.

c.	All wiring shall be labeled in all junction boxes.

- Conduit. All conduits shall be installed in accordance with subsection 660-2.05, Conduit, or as indicated on the plans. Nylon pull cords shall be left in all conduits larger than 25 mm and in all spare conduits.  Drain holes shall be placed at the low points of all conduits. Plastic or plastic-sleeved bushings shall be in place before wire pulls are performed.

- Junction Boxes. All junction boxes shall be installed in accordance with subsection 660-2.06, Junction Boxes, or as indicated on the plans. Junction boxes used for ATR installations shall not contain any wiring of systems at or greater than 24 V or conduits carrying wiring of systems at or greater than 24 V.

- Terminal Blocks. Terminal blocks within cabinets shall be mounted so that all terminals are easily accessible from the front of the cabinet.  All terminal blocks and wire pairs shall be clearly labeled on the block.  All conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs

- Inductive Loops.

- All inductive loops shall be installed and constructed in accordance with subsection 660-3.08, Installation Details, unless otherwise specified on the plans.

- The plans are not schematics; installation of the inductive loops shall closely conform to the location and layout of conduit runs shown in the plans.  Inductive detector loops shall be centered in the traffic lane plus-or-minus 25mm (± 25mm) tolerance.  All lead-in conduits from edge of pavement to the inductive loops shall be straight and perpendicular to the centerline of the road.

- Loop Dimensions.  Unless otherwise noted, inductive loops shall be formed of four turns of wire, and shall be 1.83 m square with plus-or-minus 25mm (± 25mm) tolerance.

- Loop Dimensions for On-Ramps and Off-Ramps.  Inductive loops in On-Ramps and Off-Ramps shall be formed of four turns of wire, and shall be rectangular 2.5 m wide and 2.0 m long with plus-or-minus 25mm (± 25mm) tolerance.

- Loops in Asphalt.

- Unless otherwise noted on the plans, all inductive loops in a lane shall be located 4.88m from leading edge to leading edge with plus-or-minus 25mm (± 25mm) tolerance.  All inductive loops located in adjacent lanes shall be aligned within plus-or-minus 25mm (± 25mm) tolerance.

- Loops In Existing Asphalt. All inductive loops installed through existing asphalt pavement shall be installed using full-lane-width cuts a minimum of 2.43m in length.  Inductive loops shall be centered in the 2.43m cut and spaced a minimum distance of 0.3 m from the edge of the cut. All edges of the cuts shall be heated and tack-coated during patching to ensure full adhesion. All full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from 'telegraphing' through the final lift asphalt.

Compaction tests shall be required at the discretion of the Project Engineer.

- Loops In New Asphalt. All loops installed in new asphalt paving shall be installed immediately prior to final paving of the particular section of road. Installation of loops after final lift paving shall not be permitted.

- Cabinets.

- All Cabinets shall be installed out of the clear zone and with the doors facing away from the road.

- All conduits entries for any aboveground enclosure shall be made through the bottom of the enclosure.  No conduit runs shall be cut through the sides or top of any aboveground enclosure.

- The Style CBA1 control cabinets shall be installed per subsection 660-3.08, Installation Details.

- The Style CBA1 cabinets shall be mounted on a 63mm perforated steel tube and supported with a sleeved concrete foundation as shown on the plans.

7.	Asphalt Pavement Roughness: There shall be no transverse seams, joints or roughness within 15.24 m of any inductive loops placed in asphalt pavement section. The finished surface of the asphalt shall be tested with a straightedge 3 m long. The surface shall not vary more than 6 mm from the lower edge of the straightedge within 15.24 m of all sensors at the ATR installations. At the discretion of the Highway Data Manager, a profilograph equipped with a chart recorder shall be run along each wheelpath of each lane. The profilograph will be supplied by the Highway Data Section and shall be operated by Contractor personnel.  Each profilogram shall extend 15.24 m beyond either end of the ATR installation. The asphalt surface as recorded by the chart recorder shall not vary more than 6 mm in 3 m of distance.

8.	Field Inspection. Before installation of conduit, wiring, inductive loops or cabinets, the Contractor shall notify the Highway Data Section (HDS). Notification shall be given in writing, through the Project Engineer, a minimum of 3 working days prior to installation (excluding Saturday, Sunday and State or Federal Holidays). A representative of the HDS shall be present to approve the installation prior to final burial or encasement. Any unacceptable installations shall be corrected and re-inspected for completeness prior to burial or encasement. Any burial or encasement without approval by the Engineer shall be uncovered, removed, and/or replaced at the Contractor's expense. Any expense or delay in the project scheduling will be the responsibility of the Contractor.

669-3.02 ACCEPTANCE TESTING. The Contractor shall perform acceptance testing on all ATR installations.

General Tests. All ATR installations shall have tests conducted in accordance with subsection 660-3.08, Installation Details.

669-3.05 DELIVERABLES. All deliverables shall be submitted to the Engineer prior to final approval of the work or as otherwise called for herein.

- Materials Submittal.

- The Contractor shall provide a Materials Submittal of proposed equipment and materials for the ATR installations.  The Materials Submittal shall consist of three collated copies of an equipment and materials portfolio.  Each identical portfolio shall contain information of sufficient detail to determine the suitability of the equipment and materials proposed.

- Each portfolio shall include a table of contents listing each item's intended uses, item description, product name, manufacturer, model or part number and reference to associated information within the portfolio.

- The Materials Submittal shall include a detailed shop drawing of each equipment cabinet showing the location of all mounted components.

- The Materials Submittal shall be delivered for review and approval of the Engineer within thirty days following award of the contract.

- The State of Alaska will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.	As-Built Plans.

- The Contractor shall prepare four complete sets of as-built plans that will be current with the construction. These as-built plans shall detail all construction changes made to the ATR design and include the following information on the appropriate sheets:

- location and depth of all inductive loops, piezo sensors, conduit runs and scales.

- locations of all equipment cabinets and junction boxes.

- station and offset of all junction boxes

- Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation in a waterproof, clear plastic holder.

- Redlines of full size construction plans will be acceptable as-builts.

3.	Photographs.

- The Contractor shall provide photographic prints, 35 mm negatives and Kodak PhotoCD format CD ROMs documenting all sensor installations.

- Photographs, negatives and CD ROMs shall be delivered organized in one or more white colored, D-ring style, 3 ring binders with clear insert overlays on fronts and spines. Photographs and negatives will be mounted in archival quality polypropylene-pocketed sheets. CD ROMs will be placed in CD storage sheets inside the binders.

- The photographs shall be 127 mm x 178 mm color prints.

- Each photograph shall be labeled with the identification of its subject. ATR station and device designation as indicated on the plans will be used as identification whenever possible (example: H1 - W1NLA).  Labels will be photographed with the subject and will be rendered large enough to be read with the unaided eye.

e.	The photographs shall show the inductive loops and conduit in place prior to covering with gravel and pavement for asphalt pavement sites, or prior to covering with epoxy compound for concrete pavement sites. The photographs shall include:

- two or more overall views of each ATR installation showing placement of the inductive loops.

- one or more views of each loop showing the loop and the conduit to the nearest junction box

- one or more views of each piezo sensor conduit showing the conduit to the nearest junction box

- detailed sequences of all scale installations from cutting of the scale pits to installation of the weighpads.

4.	Test Results. Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation. Tests will be conducted in accordance with subsection 660-3.08, Installation Details.

- Manuals. The Contractor shall provide to the Engineer all installation, repair and operation manuals for all Automated Traffic Recording equipment.

- Materials. The Contractor shall provide to the Engineer any ATR equipment, sensors, and all epoxy grout remaining after installation.

669-4.01 METHOD OF MEASUREMENT. The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder Installations as shown on the plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT. The contract unit bid price for all Automated Traffic Recorder installations shall be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

- Backfill materials required will be paid for under their respective pay items.

- Asphalt required will be paid for under a separate pay item.Excavation, as-built plans and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder Installations.

All Type IA J-Boxes, 27 mm rigid conduit, and 53 mm rigid conduit associated with the Automated Traffic Recorders are subsidiary to the 669 items. Traffic Control required to install Automated Traffic Recorders is paid for under 643 items.

Payment will be made under:

Pay Item No.	Pay	Pay Unit

669(1)	Automated Traffic Recorders, H1, H2	Lump Sum

Add the following Section:

SECTION 670

TRAFFIC MARKINGS

Special Provisions

670-3.01 CONSTRUCTION REQUIREMENTS. Add the following under item 4. before the third paragraph: A film test stripe will be required at the beginning of each striping shift, and when there is a change in the asphalt type.  Additional film test stripes may be required at the Engineer’s discretion.   (7/28/99)R221M98

Add the following: Before beginning work on O’Malley Road and Potter Drive, the Contractor shall reference and document the existing pavement markings on O’Malley Road and Potter Drive.  The Engineer shall approve the references and documentation before beginning work on O’Malley Road and Potter Drive.  After paving the Contractor shall use the references and documentation to apply new pavement markings that match the existing pavement markings.

670-5.01 BASIS OF PAYMENT. Add the following: Referencing and documenting existing pavement markings on O’Malley Road and Potter Drive will be subsidiary to 670 items.

SECTION 702

## ASPHALT MATERIALS

Special Provisions.

702-2.01 ASPHALT CEMENTS. Add the following: Performance Graded Asphalt Binder shall conform to the requirements of AASHTO MP1 and and the additional properties defined by AASHTO T-53 and ASTM D5801 as pertaining to each grade.

Performance Graded Asphalt Cement

Property	Standard	PG 52-28	PG 58-28	PG 64-28

Softening Point	AASHTO T-53	(none)	49oC	52oC

Toughness (min)	ASTM D5801	(none)	12.4 N-m	12.4 N-m

Tenacity (min)	ASTM D5801	(none)	8.5 N-m	8.5 N-m

(9/18/00)R244M98

SECTION 703

AGGREGATES

Special Provisions

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.

Blended Aggregate. Replace the reference to ATM T-7 with the following: The size of samples for extraction will be in conformance with AASHTO T 164. Determine extracted gradations according to AASHTO T 30. (4/22/99)R200M98

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 37.5 mm | 100 |  |  |
| 25 mm | 70-100 | 100 | 100 |
| 19 mm | 60-90 | 70-100 | 70-100 |
| 9.5 mm | 45-75 | 50-79 | 50-85 |
| 4.75 mm | 30-60 | 35-58 | 35-65 |
| 2.36 mm | 22-52 | 20-47 | 23-50 |
| 0.600 mm | 10-33 | 10-26 | 13-31 |
| 0.300 mm | 6-23 | 6-19 | 10-26 |
| 0.075 mm | 0-6 | 0-6 | 8-15 |

(2/28/00)R117M98

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.  Add the following:

Coarse Aggregate.  Change the percent fracture from 80 min (single face) to 95 min (double face).

703-2.07 SELECTED MATERIAL.  In items 1 and 2 delete the last sentences and replace with the following: The percent passing the 0.075 mm sieve will be determined on the minus 75 mm material. (2/24/00)R245M98

Add the following subsection:

703-2.13 AGGREGATE FOR STONE MASTIC ASPHALT PAVEMENT

Coarse Aggregate (retained on the 4.75 mm sieve).  Crushed stone or crushed gravel consisting of sound, tough, durable rock of uniform quality.  Free from clay balls, vegetative matter or other deleterious matters.  Not coated with dirt or other finely divided mineral matter.  Meet the following requirements:

Property			Test Method		Requirement

Percent of Wear		AASHTO T 96	45 max.

Degradation			ATM T-13		30 min.

Percent Sodium Sulfate Loss	AASHTO T 104	9 max. (5 cycles)

Percent Fracture		ATM T-4

Double Face					90 min.

Flat & Elongated Particles	ATM T-9

3 to 1						25% max.

5 to 1						5% max.

Absorption			AASHTO T 85	2% max.

Fine Aggregate (passing the 4.75 mm sieve).  Meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness.  Consist entirely of 100 percent crushed aggregate and be non-plastic as determined by AASHTO T 90.

Mineral Filler.  Meet the requirements of AASHTO M 17 and have a plastic index not greater than 4 as determined by AASHTO T 90.  Mineral filler shall crushed unhydrated limestone (agricultural lime).

Blended Aggregate.  Blend the aggregate fractions to meet the grading requirements of Table 703-9 as determined by ATM T-7.

TABLE 703-9

STONE MASTIC ASPHALT CONCRETE AGGREGATE

Percent Passing by Weight

Sieve Designation			Requirement

19.0 mm			100

12.5 mm			76-88

9.5 mm			57-70

4.75 mm			20-27

2.36 mm			17-23

1.18 mm			14-20

0.6 mm			12-17

0.3 mm			11-15

0.15 mm			10-14

0.075 mm			7-10

(8/3/99)R164M9

*** This page intentionally left blank. ***

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS. Add the following subsection:

2.	Performance Properties: Add the following:

k.	Adhesion: 	To Portland Cement, minimum 13.8 MegaPa, to asphalt, dependent on tensile failure of the substrate.

(7/28/99)R221M98

## SECTION 724

SEED

# Standard Modifications

724-2-02. MATERIALS. Delete this Subsection in its entirety and substitute the following:

Meet applicable requirements of the State of Alaska Seed Regulations, 11 AAC 34, Article 1 and Article 4.

Furnish “certified seed” or 4 signed copies of a report certifying that each lot of seed has been tested by an approved laboratory within 9 months of date of application. Include: name and address of laboratory, date of test, lot number for each kind of seed, and results of test as to name, percentages of purity and germination, and percentage of weed content for each kind of seed furnished.

Meet or exceed the percentages of sproutable seed specified in Table 724-1.

TABLE 724-1

Seed Requirements

| SPECIES | Sproutable Seed*, %, Min. |
| --- | --- |
| Red Fescue | 78 |
| American Sloughgrass | 67 |
| Bering Hairgrass | 71 |
| Tufted Hairgrass | 71 |
| Polargrass | 71 |
| Bluejoint | 71 |
| Tilesy Sagebrush | 71 |
| Glaucous Bluegrass | 76 |
| Alpine Bluegrass | 72 |
| Kentucky Bluegrass | 76 |
| Beach Wildrye | 28 |
| Annual Ryegrass | 76 |
| Perennial Ryegrass | 76 |

* Sproutable Seed is the mathematical product of Germination and Purity.

(02/08/01)M100

## SECTION 727

SOIL STABILIZATION MATERIAL

Special Provisions

727-2.01 MULCH. Delete numbered item 1. in its entirety and substitute the following:

1.	Virgin/Recycled Wood Fiber, Recycled Paper (wood cellulose) Mulch, or a Blend of Virgin/Recycled Wood Fiber with Recycled Paper Mulch. The mulch shall meet the following requirements:

a.	Contains no growth or germination inhibiting factors.

b.	Will remain in uniform suspension in water under agitation and will blend with grass seed, fertilizer and other additives to form a homogeneous slurry.

c.	Mulch can be applied uniformly on the soil surface.

d.	Will not create a hard crust upon drying and have moisture absorption and retention properties and the ability to hold grass seed in contact with the soil.

e.	Dyed a suitable color to facilitate inspection of its placement.

Ship the mulch material in packages of uniform weight (plus or minus 5%) and bear the name of the manufacturer and the air-dry weight content.

Use a commercial tackifier on all areas steeper than 3:1.  Use the amount recommended by the manufacturer.

(8/19/99)R206M98

727-2.04 HYDRO MATTING. Hydro matting shall be a hydraulically applied system of long strand fibers joined together by a high-strength adhesive to create a continuous three-dimensional blanket that adheres to the soil surface to form a bonded fiber matrix. The system shall be applied to the soil as a viscous mixture, which upon drying, creates a high strength, porous and erosion resistant mat. Upon drying, the matrix shall not inhibit the germination and growth of plants beneath the layer. The matrix shall retain its form despite rewetting.

(6/30/97)R223M

SECTION 729

GEOTEXTILES

Special Provisions

729-2.01 EMBANKMENT SEPARATION AND REINFORCEMENT. Under 1. Separation, replace ‘(medium survivability)’ with:  ‘(Class 3)’, Under 2. Reinforcement, replace ‘Separation (high survivability)’ with:  ‘Stabilization’.

729-2.02 SUBSURFACE DRAINAGE AND EROSION CONTROL. Under 2, Erosion Control, replace ‘Meet AASHTO M 288 for Erosion Control; with:  ‘Meet AASHTO M 288 for Permanent Erosion Control’.

729-2.04 SEDIMENT CONTROL. Replace ’Meet AASHTO M 288 for Sediment Control’ with ‘Meet AASHSTO M 288 for Temporary Silt Fence’.

(2/28/00)R229M

## SECTION 730

## SIGN MATERIALS

Special Provisions

730-2.04 SIGN POSTS. Under item 1., Metal Pipe Posts, add the following to paragraph a.: Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Standard Modifications

730-2.04 SIGN POSTS, 2., a.  Replace the second sentence with the following:  " Sheets for post fabrication shall be zinc coated in accordance with ASTM A 525, coating designation G 90."

Special Provisions

730-2.04 SIGN POSTS. . Under item 1., Metal Pipe Posts, add the following to paragraph a.: Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Standard Modification

In item 2. Perforated Steel Posts., paragraph a., first sentence, replace “ASTM A 446” with “ASTM A 653 and ASTM A 924”. (06/25/99)M 83

Special Provisions

Add the following:

6.	Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501. The tubing shall be square and of the dimensions called for in the plans with 5 millimeters thick walls. Drill holes to permit mounting of the sign 11 millimeters in diameter.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection. Repair damaged and abraded tubes and beams in accordance with 1.c. of this subsection.

(2/29/00)R81M

APPENDIX A

## ESCP

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS (METRIC)

APPENDIX C

UTILITIES REQUIREMENTS

APPENDIX D

PERMITS

APPENDIX E

ANCHOR BOLT TIGHTENING PROCEDURE

APPENDIX F

MATERIALS CERTIFICATION LIST