PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

(METRIC)

98M

SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Quantity Computations

b.	State of Alaska Department of Transportation and Public Facilities publication, Best Management Practices for Construction Erosion and Sediment Control and Maintenance and Operations Actives

c.	Laboratory Manual of Alaska Test Methods and Standard Practices (Price $20.00)

d.	Standard Specifications for Highway Construction (Metric) 98M (Price $25.00)

2.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 269-0647.

3.	The Department has approved an environmental document addressing concerns and environmental commitments and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0549.

4.	This is to notify all bidders that the contract award process, when the Contractor specifies a DBE Goal, will be modified as explained below.

Prior to award, the Department has been allowing a low bidder who did not submit sufficient good faith efforts (GFE) documentation to submit additional DBE participation to meet the goal stated in the bid documents then. The FHWA has informed us that this practice is not allowable. If the Contractor submits GFE documentation and the documentation is found to be insufficient, the bidder is to be declared nonresponsive.

For contract DBE requirements, refer to Section 120, DBE Program.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

5.	The Department=s procedure for providing for the costs of on-site flagging has changed. In recognition of the benefits derived from a well coordinated flagging operation to both the traveling public and the Contractor=s operation, the Department=s position is that the Contractor is a full partner in this contract and should participate in the cost of Flagging, therefore the amount paid by the Department to provide The Department has changed Flagging from $45.00/hour to a shared $32.00/hour, the additional actual cost to provide a Flagger shall be considered as incidental to his other items of work. This change shall in no way relieve the Contractor from its responsibility to provide for safety and convenience of the public.

6.	The United States Department of Transportation has recently issued new regulations for the DBE Program (49 CFR Part 26).  New eligibility criteria for DBE firms have been added, including consideration of Personal Net Worth (PNW) of the DBE owner(s).  This new criteria will be used to verify continued certification in the DBE Program.  Contractors are requested to continue to use the same procedure they have been using until the Department can establish the PNW.  If a DBE firm on a Project awarded after March 3, 1999 is decertified for failure to meet the PNW criteria, the Department will deal with the issue on a case by case basis.

SECTION 101

DEFINITIONS AND TERMS

Standard Modification

101-1.03 DEFINITIONS. Add the following:

Interim Work Authorization. A written order by the Engineer initiating changes to the Contract, within its general scope, until a subsequent Change Order is executed.

## (06/25/99)M 68

Special Provisions

101-1.03.DEFINITIONS. Add the following definition:

NON-FROST SUSCEPTIBLE. Material that contains 6 percent or less passing the 0.075-mm screen as determined by sieve analysis performed with ATM T-7 on minus 75-mm material. (02/18/00)R1M98

# SECTION 103

AWARD AND EXECUTION OF CONTRACT

Standard Modification

103-1.01 CONSIDERATION OF BIDS.  Add the following after item 9.:

In addition to the circumstances described above, the Contractor may request permission from the Contracting Officer to add or replace a listed subcontractor. The request must be made in advance, in writing, specifically detailing the basis for the request, and shall include appropriate supporting documentation. The Contracting Officer will approve the request if it is determined to be in the best interest of the State.

(10/28/99) M 84

103-1.02 AWARD OF CONTRACT.  In the third paragraph, change “practical” to “practicable”.

(06/25/99)M 69

SECTION 105

CONTROL OF WORK

### Standard Modification

105-1.02 PLANS AND WORKING DRAWINGS.  Replace the fifth paragraph with the following:

Upon receipt of an approved copy of the shop working drawings, the Contractor shall furnish to the Engineer:

1.	Enough additional copies to provide 8 approved sets of prints.

2.	One set of reproducible transparencies (polyester film).

3.	If requested, an electronic file in AutoCAD drawing interchange format (.DXF).

(09/30/99) M 85

Special Provisions

105-1.06 COOPERATION WITH UTILITIES. Add the following: The Contractor shall request locates from all the utilities having facilities in the area. The Contractor shall use the locate call center for the following utilities:

Locate Call Center Anchorage Area 278-3121 Statewide 800-478-3121 who will notify the following:

Alaska Fiber Star Alyeska Cable AT&T Alascom, Inc. Chugach Electric Association Digline - Boise loan to AK ENSTAR Natural Gas, Inc. Eyecom TV/Interior Telephone GCI Homer Electric Association Marathon Oil Corporation MFS Technologies, Inc. Mukluk Telephone Association PTI Communications, Inc. Phillips Petroleum Rogers Cable Systems of AK, Inc. Signature Flight Support Tesoro / KPL. United Utilities Inc. Unocal Pipeline

Before the Contractor installs new utilities all existing utilities shall remain in service.

Various utility appurtenances are located within the project limits. The Contractor shall cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor will work around all utility facilities, either existing or relocated, throughout the project. The exceptions are utility facilities that the utility company will abandon.

Do not relocation or adjustment of underground utility appurtenances when the ground is frozen. Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

If scheduling changes occur, the Contractor is still responsible for all conditions of this Contract. This may require additional coordination with the applicable utility.

The Utility may require construction staking before relocation of the utility's facilities.  The Contractor shall give the utility 14 days advance notice when the staking will be available and maintain the stakes until the utility relocation is completed.

Payment for this staking will be as follows:

1.	If, as part of the contract, the Contractor will provide staking in the area needed by the utility, this work will be subsidiary to Item 642(1), Construction Surveying.

2.	If the utility has required construction staking or right-of-way staking in advance of the Contractor's normal schedule, the utility will request the staking, through the Engineer, 14 days prior to the time of the required utility staking. The Department will pay utility required staking under Item 642(3), Three-Person Survey Party.

3.	If the utility requires right-of-way staking, and staking the right-of-way is not a part of the contract, the utility will request the staking, through the Engineer, 15 days prior to the time the Utility requires the staking for the utility to start their relocation. The Department will pay this staking under Item 642(3), Three-Person Survey Party.  (2/1/00)R398

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Add the following: The Department shall commence legal actions through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage. (8/5/93)R93

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision. The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater. For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States. The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition. These processes include rolling, extruding, machining, bending, grinding, drilling, etc. The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore. It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework). Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement. There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision. Non-conforming products shall be replaced at no expense to the State. Failure to comply may also subject the Contractor to default and/or debarment. False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.

(08/31/99)S 13

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS. Add the following: YEAR 2000 WARRANTY: The Contractor warrants that all hardware, software, or firmware product or item delivered or developed under this contract shall accurately process date data (including, but not limited to calculating, comparing, and

sequencing) from, into, during, and between the twentieth and twenty-first century, including leap year calculations, when used in accordance with the documentation provided by the Contractor.

If the contract requires that specific products or items perform as a system, then this Year 2000 Warranty shall also apply to those listed items as a system.

The duration and remedies available to the State for breach of the Year 2000 Warranty shall be as defined in, and subject to, the year 2000 terms and limitations of any general warranty provisions contained in this solicitation. In the absence of any such general warranty provision(s), the remedies available to the State shall include repair or replacement, without any cost to the State, of any noncompliant listed product or item discovered and made known to the Contractor in writing by April 1, 2000 or within one (1) year after acceptance, or within the time limits of the Contractor=s warranty, whichever is longer.

The Contractor shall construe nothing in this Year 2000 Warranty to limit any rights or remedies the State may otherwise have under the Uniform Commercial Code, State or Federal law, or with respect to defects other than Year 2000 performance.

The warranties contained herein are separate and distinct from any other warranties expressed or implied and are not subject to any disclaimer of warranty or limitation of the supplier=s liability.

(3/4/98)S79

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE. Add the following before the last paragraph: Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated being within 3 m of an overhead electrical line.

2.	Operations anticipated to be within 0.9 m of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment that is capable of coming within 3 m of an overhead electrical line.

The notice shall indicate the location and duration of the work.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 4.6 m of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services. (7/30/99)R170M

Add the following subsection:

107-1.22 FEDERAL AFFIRMATIVE ACTION. Requirements applicable to this Contract for the Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements are in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program			Section 120

Training Program							Section 645

Federal EEO Bid Conditions						Form 25A301

EEO-1 Certification							Form 25A304

DBE Subcontractable Items						Form 25A324

ADOT&PF Training Program Request				Form 25A310

Training Utilization Report						Form 25A311

Contact Report							Form 25A321A

DBE Utilization Report						Form 25A325C

Summary of Good Faith Effort Documentation			Form 25A332A

Required Contract Provisions, Federal-Aid Contracts		Form 25D-55

In addition to the sanctions provided in the above references, a noncompliance with these requirements is a ground for withholding of progress payments.

In addition to the reports required in the above references, the Contractor shall submit a copy of Form CC-257 to the Department by the 15th of each month of the current construction season.  The form shall reflect the composition of the previous month’s workforce. If requested, the Contractor must also make this information available to the US Department of Labor, Office of Federal Contract Compliance Programs.

(8/13/98)S80

SECTION 108

PROSECUTION AND PROGRESS

# Standard Modification

108-1.01 SUBLETTING OF CONTRACT.  Delete the last paragraph under Item 4. and add the following to Item 5.:

The Contractor shall ensure that the required prompt payment provisions of AS 36.90.210 are included in all subcontracts.

(10/28/99) M 70

Special Provisions

108-1.03 PROSECUTION AND PROGRESS. Add the following to item 1: Use the schedule for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

SECTION 109

MEASUREMENT AND PAYMENT

Standard Modification

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 1.Labor, delete paragraph f., and substitute the following:

f.	plus 35% of the sum of a, c, d, and e.

Delete item 5. and substitute the following:

5.	Work by a Subcontractor. The Contractor will receive a 5% markup on the total time and materials work defined in 1 through 4 above which is performed by an approved subcontractor. This markup will be for administrative expenses incurred in connection with the work. No percentage will be paid on work covered under bid items in the original Contract. No percentage over the amount covered above will be paid if the work is done by a sub-subcontractor. (06/25/99)M 71

Special Provisions

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 3, Equipment, change the first sentence to read ..."Rental Rate Blue Book for Construction Equipment", published by Primedia 1735 Technology Drive, Suite 410, San Jose, CA, 95110-1313.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region. (1/27/00)R14

109-1.06 PROGRESS PAYMENTS. Add the following: Failure to submit schedules in accordance with subsection 108-1.03, Prosecution and Progress, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. Upon receipt of current schedules, from the Contractor, the Engineer will release this retainage. (9/21/92)R137

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 23, with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds. The Contractor shall not, nor shall subcontractors or others associated with this contract discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract. The Contractor shall carry out applicable requirements of 49 CFR part 26 in the award and administration of DOT-assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 23, in compliance with the Federal Highway Administration's DBE Program guidelines and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section shall be considered a material breach of the contract. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS36.30.640(4).

120-1.04 DEFINITIONS AND TERMS

1.	Broker. A DBE that arranges for the delivery or provision of creditable materials, supplies, equipment, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. Before the Contractor will receive a credit, a broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications.

2.	Commercially Useful Function (CUF). The execution of a contract or a distinct element of work or service under a contract by the DBE actually performing, controlling, managing, and supervising the work involved with

it’s own equipment and employees within its certified category. The Engineer shall determine the CUF after evaluating the way in which the Contractor performed the work during the execution of the contract.

3.	Disadvantaged Business Enterprise (DBE). A firm certified by the State of Alaska, Department of Transportation and Public Facilities, in accordance with 49 CFR, Part 23, or one granted that status under the Alaska Native Claims Settlement Act, 1991 Amendments and certified by the Department for participation in the Department's DBE program.

4.	Good Faith Efforts. The affirmative action measures taken by a contractor to meet the DBE Program objectives and goals for this project.

5.	Manufacturer. A DBE certified in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

6.	Original DBE Utilization Goal. The percent of work that certified DBE’s performs that the Department establishes and specifies in the contract bid schedule before approval of the Revised DBE Utilization Goal.

7.	Regular Dealer. A DBE certified in a supply category that

a.	maintains an in-house inventory on a regular basis of the particular product provided to this project,

b.	keeps an inventory in an amount appropriate for the type of work using that product, and

c.	offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the DBE rents or leased the distribution equipment, it must be on a repetitive, seasonal basis.

8.	Revised DBE Utilization Goal. The DBE Utilization as submitted by the contractor and approved by the Department for this project on Form 25A325C. The Revised DBE Utilization Goal may be equal to, greater than, or less than the Original DBE Utilization Goal, if approved. Once approved, this Revised goal becomes the minimum required DBE participation during the execution of the contract.

120-2.01 UTILIZATION GOAL. The Bid Schedule shows the Original DBE Utilization Goal for this as a percentage of the total basic bid amount. In order to get credit toward meeting the Original DBE Utilization Goal for the work of the DBE at time of contract award, the Department must certify the DBE in a category covering the CUF performed at the time of listing on the "DBE Utilization Report" (Form 25A325C).

A bidder shall demonstrate the ability to meet the Original DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this contract.

120-3.01 DETERMINATION OF COMPLIANCE

1.	Phase I - Bid and Award. In addition to bid submission requirements, the apparent low bidder shall demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of receipt of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs used to meet the goal.

b.	If the Original DBE Utilization is greater than the DBE utilization submitted by the contractor on Form 25A325C, the Contractor shall submit documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and the DBE Contact Reports (25A321A). If accepted by the Department, this lower DBE utilization becomes the Revised DBE Utilization Goal.

If the bidder cannot demonstrate the ability to meet the Original DBE Utilization Goal, failure to document the minimum required Good Faith Efforts will result in the bid being declared nonresponsive.

c.	Where the bidder submits more DBE utilization on Form 25A325C than the Original DBE Utilization Goal, this higher DBE utilization, if accepted by the Department, becomes the Revised DBE Utilization Goal.

2.	Phase II - Construction. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The Contractor shall include the CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) in any subcontract, purchase order or service agreement with that DBE. The Contractor shall submit a written request to obtain prior approval from the Engineer for the replacement of a DBE for any reason. If the Engineer approves DBE replacement, the Contractor is obligated to replace the DBE with another DBE for the same work in order still to meet the Revised DBE Utilization Goal. If the Contractor cannot find a replacement DBE, the Contractor shall document the required Good Faith Efforts stipulated in Subsection 120-3.02 for the items of work performed by the replacing the DBE, reducing the Revised DBE Utilization Goal.

120-3.02 GOOD FAITH EFFORT. The Contracting Officer will use all of the following criteria to judge if the bidder, who has not met the Original DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract. Failure by the Contractor to perform and document any of the following actions 1-7 constitutes insufficient Good Faith Effort.

1.	Consideration of all subcontractable items. The Contractor shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department prior to bid opening (see Form 25A324).

2.	The Contractor has selected the most appropriate items or portions of the item that the DBEs will perform, in order to increase the likelihood of achieving the stated goal.

3.	The Contractor has notified at least 10 calendar days prior to bid opening all the DBEs listed in the Department’s most current DBE Directory certified to perform those work items identified in Form 25A324 of the

bidder's/Contractor's interest in securing the DBE's participation in the execution of the work. The Contractor shall log each contact with the DBE on a "Contact Report" (Form 25A321A).

4.	Requests for DBE participation on specific items of work or services. The Contractor must document allegations of noncompetitive DBE quotes and verifiable. The Contractor shall deem a DBE quote that is more than 10.0% higher than the accepted non-DBE quote noncompetitive, provided the DBE and non-DBE quotes are for the exact same work or service. Where the Contractor rejects a DBE quote as being noncompetitive under this condition, the work performed and payments received by the non-DBE during the execution of the contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about the requirements of the contract regarding the specific item of work or service sought from the DBE.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether or not they were interested in bidding. The Contractor shall log documentation of follow-up contacts on the "Contact Report" (Form 25A321A).

The Department will utilize items 4. through 7. to evaluate any request from the Contractor for a reduction in the Revised DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF). Measurement of attainment of the Revised DBE Utilization Goal shall be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section.

CUF is limited to that of a:

a.	regular dealer,

b.	manufacturer,

c.	broker,

d.	subcontractor

e.	joint-venture, or

f.	prime contractor.

In order to obtain credit for the CUF work of the DBE toward the goal, the Contractor shall ensure that the DBE meets all of the following requirements:

1.	The DBE shall have certification in the appropriate category at the time of:

a.	the Engineer's approval of the DBE subcontract; and

b.	the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

2.	The Engineer will evaluate the CUF performed by a DBE certified in a supply category to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

3.	The Department restricts a DBE trucking firm certified and performing work in a transportation/hauling category within that category to the CUF of a broker. (This does not effect the CUF of that same firm, when performing work as a subcontractor and certified in another category such as embankment or excavation that could include the hauling of materials for that work.)

4.	The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work, or supply of goods or services, regarding CUF and potential DBE credit.

5.	Should a DBE performing a CUF become decertified, during the term of the subcontract, purchase order, or service agreement for reasons beyond the

control of and without the fault or negligence of the Contractor, the Contractor may credit the work remaining under the subcontract, purchase order, or service agreement toward the Revised DBE Utilization Goal.

6.	Should the Department decertify the DBE between the time of contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the Contractor shall not credit the work of the decertified firm toward the Revised DBE Utilization Goal. The Contractor must still meet the Revised DBE Utilization Goal by either:

a.	Withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, items 4-7) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01), or

b.	Continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out and DBEs in an amount to meet the Revised DBE Utilization Goal through either

1)	subcontractor substitution (Subsection 103-1.01),

2)	increasing the participation of other DBEs on the project,

3)	documenting Good Faith Efforts (Subsection 120-3.02, items 4-7),

4)	or by a combination of the above.

7.	The DBE may perform work in categories for which the Department does not certify it, but the Contractor will only receive credit for the Revised DBE Utilization Goal toward work performed in the DBE's certified category meeting the CUF criteria.

8.	The Engineer shall consider the following criteria when determining what CUF is the DBE is performing:

a.	The work performed shall be necessary and useful work required for the execution of the contract.

b.	The scope of work shall be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

c.	The Contractor shall perform the work, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE, with the exception allowed under (d) below. Either the DBE owner or an on-site DBE representative, DBE superintendent, or DBE foreman shall be responsible for the work at the site. All such DBE representatives must be designated as a key employee in the DBE's certification records with the Department prior to DBE subcontract award.

d.	The DBE shall use their own employees and equipment for the execution of the work. The Department may permit an exception to this requirement where the DBE must perform a specialty task or where the work is in a remote area. In such instances, the DBE may temporarily augment its project workforce with another contractor's equipment and employees (not to include supervision) in order to perform the work.  If the Department considers, this normal practice performed by non-DBE contractors, within the Alaskan construction industry.

On any project, this practice shall not involve more than 33.3% of the DBE's subcontract value. Also, the Contractor shall submit a request in writing from the DBE and secure the Department's approval for such arrangement prior to commencement of the DBE's subcontract work involved. Exclusive of this arrangement, the DBE's project work force shall be regular DBE employees.

In all instances, the DBE shall be responsible for its payroll and labor compliance requirements concerning all workers under its control.  The Contractor must document DBE leases and payments for equipment; Contractor withholding or retainage for DBE labor and equipment usage is not permissible. Two-party checks to individuals are not permissible.

e.	The manner in which the Contractor sublets or performs the work shall conform to standard, statewide industry practice within Alaska, as defined by the Department. The work or provision of goods or services shall have a market outside of the DBE program (non-DBE firms must perform the work within the Alaskan construction industry). Otherwise, the Department will deem the work or service a superfluous step in the contracting or purchasing process and the Department will not allow any DBE credit.

No DBE credit for lower-tier non-DBE subcontract work, unless the Department defines this lower-tier subcontracting as standard, statewide industry practice within Alaska.

f.	The cost of the goods and services shall be reasonable and competitive with the cost of these goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal.  Only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications will this be creditable.

g.	Unless the Engineer gives written approval, all subcontract work, with the exception of truck hauling, the Contractor shall sublet by the same unit of measure as shown in the Bid Schedule.

h.	The DBE shall control all business administration, accounting, billing, and payment transactions (this requirement does not preclude the two-party check allowance described under I., below). The prime contractor shall not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

i.	The Department will not allow credit for payments made by the Contractor to others on behalf of the DBE.

The Contractor may issue two-party checks on an occasional basis to the DBE and another business for work or services performed under the contract; however, the Contractor shall notify the Engineer in writing in advance. The Department will not give DBE credit for these two-party payments, if issued on a routine basis or issued to an extent greater than that offered by the prime to non-DBEs on the project.

j.	A DBE trucking firm certified and performing work in the transportation/hauling category shall have a supervisor on-site at all times in charge of the dispatching of trucks and the hauling of materials before the Department may credit any DBE credit. The DBE must regularly employ and designate the DBE supervisor as a key employee in the DBE's certification records with the Department prior to a prime contract award.

9.	The Contractor shall provide proof (canceled checks or bank statements that identifies payor, payee, and amount of transfer) of the actual monies paid for the qualifying work, goods and services provided by DBEs.

10.	If the Department reduces the quantity of work of a bid item, which involves a DBE, likewise the Department will proportionately reduce the Original and Revised DBE Utilization Goals on Form 25A325C.

120-3.04 DEFAULT OF DBE. In the event that a DBE who has been placed under contract, or to whom the DBE has issued a purchase order, or similar agreement, defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default. The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the Revised DBE Utilization Goal if, in the opinion of the Engineer, the Contractor has met both of the following criteria:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with items 4 through 7 of Subsection 120-3.02 GOOD FAITH EFFORT for the defaulted work.

The Department will adjust the Revised DBE Utilization Goal to reflect only that amount of the defaulted DBE's work that the Contractor cannot replace.

120-4.01 METHOD OF MEASUREMENT. The Contractor shall be entitled to count toward the Revised DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	Credits for work performed by a DBE prime contractor is 100%, not to exceed the Original DBE Utilization Goal.

2.	Credits for the CUF of a subcontractor are 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials.

3.	Credits for the CUF of a manufacturer are 100% of the monies paid to the DBE for the creditable materials manufactured.

4.	Credits for the CUF of a regular dealer of a creditable material, product, or supply are 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

5.	Credits for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the procurement contract for the creditable item.

6.	Credits for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the hauling subcontract.

7.	Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the premium cost.

8.	Credits for the CUF of a joint venture (JV) (either as the prime contractor or a subcontractor) may not exceed the percent of the DBE's participation in the

joint venture agreement, as certified for this project by the Department. The DBE joint venture partner shall be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Meeting the Revised DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Retainage may be withheld from progress payments if the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled. Also retainage may be withheld if the Contractor fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF. The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive or potential disincentive.

If the Contractor fails to meet the Revised DBE Utilization Goal, the Engineer will reduce payments as a disincentive. The amount of the disincentive shall be equal to 50% of the difference between the Revised DBE Utilization Goal expressed in dollars and the total creditable DBE participation as determined by the Engineer.

If and only after meeting the Original DBE Utilization Goal established on Form 25A325C in terms of dollars, the Contractor may be eligible for an incentive payment based upon the following calculation:

10% of the total dollar amount of CUF work performed by DBE subcontractors not needed in the calculation to meet the Original DBE Utilization Goal; except that the total incentive paid to the Contractor will not exceed 2% of the total basic bid amount at time of original contract award or $100,000, whichever is less.

The final estimate will include the payment for the incentive. The disincentive will be withheld in the form of retainage during the course of the project. If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit the same to the Department within 30 days of being billed for the amount due.

The Department does not require a Change Order for DBE Adjustment. The Notice to Proceed shall constitute the notice required to initiate DBE Adjustment.

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(6/6/94)S33

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-2.05 BORROW. Add the following: Borrow, Type A, B, or C  when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.

203-3.02 EMBANKMENT CONSTRUCTION. On page 88, delete the first sentence of the second paragraph, and substitute the following: Roadway embankments shall be placed in horizontal layers not exceeding 200 mm in thickness measured before compaction. Each layer of classified material shall have its joint offset from the joint below, longitudinally by 300 mm and transversely by 3 m.

Add the following: Where the plans call for placement of selected material and excavation, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements. Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope of Work.

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL.  Delete this subsection in its entirety and substitute the following: Construct embankments with moisture and density control from specified materials placed and compacted at approximately their optimum moisture content.  Dry or moisten material as required.

Compact embankment material to not less than 95% of the maximum dry density as determined by AASHTO T 180, or ATM T-12.  The Engineer will determine in-place field densities using ATM T-3, or ATM T-11.

The Engineer will determine the maximum dry density of free-draining, non-plastic, cohesionless materials with less than 10% by weight passing the 0.075-mm sieve using ATM T-12.  (For some materials it may be necessary to perform both ATM T-12 and AASHTO T 180, in which case the highest maximum dry density is used.)  For materials with greater than 80% by weight passing the 4.75 mm sieve, AASHTO T 180, Method A with the plus 4.75 mm material removed

and treated as oversize will be used.  AASHTO T 180, Method D will be used for materials with greater than 60% by weight passing the 19.0 mm sieve with the plus 19.0 mm material removed and treated as oversize.

AASHTO T 180 will be performed in accordance with Note 7 (the 12 hour stand time may be waived if the sample has not been dried to less than four percentage points below the optimum moisture content) and modified so that the moisture content of each trial is determined from the complete specimen and reported to the nearest 0.1%.  Section 13 is modified to include: 13.1.6 Bulk Specific Gravity of the oversize material; 13.1.7 Apparent Specific Gravity of the tested material minus the oversize; and 13.1.8 Zero Air Voids Curve calculated and plotted in accordance with ASTM D 1557, Sections 11.2 and 11.5. (4/7/00)R193M98

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01 MATERIALS. Replace this subsection with the following: The gradation of base course material shall conform to the requirements of Grading D-1.

301-3.03 SHAPING AND COMPACTION. Add the following: Dress shoulders by using windrowed crushed aggregate base course material along each shoulder.

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

CONSTRUCTION REQUIREMENTS

401-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN.  Add the following to the first paragraph after ATM T-17: (version 01/93).

Delete the last sentence of the second paragraph on page 114 and substitute the following: Tolerances will not be applied to the largest sieve specified.

401-2.03 ASPHALT MATERIALS.  In the first paragraph, delete the reference to AC-5 and substitute the following: PG 52-28.

401-3.09 PREPARATION OF AGGREGATES.  In the first paragraph, delete AASHTO T-110 and substitute the following: ATM T-25.

401-3.14 JOINTS.  Delete the last paragraph.  Delete the first paragraph and substitute the following: Construct the minimum number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.  The minimum specification limit for longitudinal joint density will be 91% of the MSG of the panel completing the joint.  Cut one minimum diameter 150 mm core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  Density will be determined in accordance with ATM T-18.

401-3.15 SURFACE TOLERANCE.  Add the following: The Engineer will measure the smoothness of the asphalt concrete pavement in all driving lanes with a California-type profilograph within 15 days after mainline paving is completed and all defects are corrected.  No measurements will be taken in turn lanes, lane transitions, or within 8 meters of bridge abutments or matches with an existing pavement.  The profilograph results (PrI) will be reduced and a price adjustment calculated in accordance with Subsection 401-5.01.  Furnish required traffic control devices or flagging in accordance with Section 643.

401-3.16 PATCHING DEFECTIVE AREAS.  Add the following: All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01 METHOD OF MEASUREMENT.  Under Asphalt Cement, 1., add to the end of the second sentence: “..., or AASHTO TP 53.”

Add the following paragraph to this subsection: Longitudinal joints.  By the meter.  The distance measured will be in both directions from a longitudinal joint core location to a point equal distant to the next longitudinal joint core.

401-4.02 ACCEPTANCE SAMPLING AND TESTING.  Delete the third, fourth, fifth, and sixth full paragraphs on page 122, and substitute the following: Samples taken for the determination of asphalt cement content will be taken from the windrow, at the end of the auger, or from two minimum diameter 200 mm core samples cut from each sublot.  Asphalt cement content will be determined in accordance with ATM T-23, or AASHTO TP 53 with the exception that the moisture content will be determined in accordance with ATM T-25.

Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a sampling device, the stopped conveyor belt, or from asphalt concrete mixture samples taken from the same location as samples for the determination of asphalt cement content.  The aggregate gradation for samples from the conveyor system will be determined in accordance with ATM T-7.  For asphalt concrete mixture samples, or cores, the gradation will be determined in accordance with AASHTO T 30 from the aggregate remaining after the ignition oven (AASHTO TP 53) has burned off the asphalt cement.

Maintain cold-feed conveyor sampling devices diverting aggregate from the full width of the conveyor system to provide a representative sample of the aggregate incorporated into the asphalt concrete mixture.

Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates.  The dry batched aggregate gradation will be determined in accordance with ATM T-7.  For asphalt concrete mixture samples, or cores, the gradation will be determined in accordance with AASHTO T 30 from aggregate remaining after the ignition oven (AASHTO TP 53) has burned off the asphalt cement.

Within 24 hours of final rolling, neatly cut core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the core while removing.  Do not cut core samples from bridge decks.  One minimum diameter 150-mm core is required for acceptance density testing only.  Acceptance density testing will be in accordance with ATM T-18.  Two minimum diameter 200 mm cores are required when acceptance asphalt cement content and/or gradation testing is done from cores.  The cores will be tested separately and the results averaged to determine acceptance in accordance with Subsection 401-4.03.

Failure to cut core samples for acceptance testing within the specified period will result in a deduction of $100.00 per sample per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

Backfill and compact all voids left by sampling with new asphalt concrete mixture within 24 hours of sampling.  Failure to backfill voids left by sampling in the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE. Add the following: The longitudinal joint density price adjustment will apply when Asphalt Concrete Pavement quantities are equal to or greater than 900 megagrams.

Add the following under item 3.: The tolerances for the largest sieve specified will be plus 0% and minus 1%.

401-5.01 BASIS OF PAYMENT.  Add the following: Longitudinal joint densities less than 91 percent of MSG, as defined is Subsection 401-3.14, will be measured in accordance with Subsection 401-4.01 and assessed a price adjustment of $0.25 per meter.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

A change order/directive is not required for anti-strip additive pay item. The approved mix design will initiate Item 401(5), Anti-Strip Additive at the prescribed rate.

Anti-stripping additives will be paid on a contingent sum basis at a rate of $4.95 per .25 percent additive per megagram of asphalt cement.

A separate price adjustment for pavement smoothness as measured in accordance with Subsection 401-3.15 will be calculated in accordance with Table 401-4 and applied under Item 401(6), Asphalt Price Adjustment.

TABLE 401-4

| Average Profile Index (PrI) (Millimeters per 1000 Lane Meters) | Adjustment to Item 401(6), Asphalt Price Adjustment, for Pavement Smoothness |
| --- | --- |
| 0 to 60 | Add $335 multiplied by (61PrI) |
| 61 to 94 | No Adjustment |
| 95 and greater | Deduct $335 multiplied by (PrI94) but not to exceed $10,000 |

(5/3/00)199M98

Add the following Section:

SECTION 514

PORTLAND CEMENT CONCRETE PAVEMENT

514-1.01 DESCRIPTION.  This work shall consist of rehabilitation of existing pavement composed of portland cement concrete pavement on a prepared subgrade or base in accordance with these Specifications and in conformity with the lines, grades, thicknesses, and typical sections shown in the Plans for the Automatic Traffic Recorder (ATR).

The Contractor has the option of constructing the portland cement concrete pavement with equipment utilizing stationary side forms or by the use of slip-form paving equipment.

514-1.02 DEFINITIONS.

1.	PCC Pavement.  The required finished portland cement concrete pavement needed to support the installation and function of the Alaska DOT&PF’s Weigh In Motion equipment.  As referenced in this Section, PCC pavement, concrete pavement, and pavement shall refer to portland cement concrete pavement.

2.	WIM.  A particular type of technology that allows for the determination of a number of vehicle characteristics, one being weight, while the vehicle is in motion (Weight In Motion).  As defined in Section 669, there are two different types of WIM technologies used on this project.

514-2.01 MATERIALS.  Materials shall conform to the following requirements:

Air-entraining mixtures 	711-2.02

Chemical admixtures	514-3.01

Coarse aggregate	703-2.02

Curing material	711-2.01

Epoxy resin adhesives

Fine aggregates	703-2.01

Fly ash	701-2.02

Grout

Joint materials	705

Portland cement (Type III)	701-2.01

Reinforcing steel, tie bars, dowel bars, hook bolts, caps	709-2.01

Water	712-2.01

1.	Class A-A Concrete shall be portland cement Type III, high-early mix and shall have a minimum compressive strength of 21 MPa in 24 hours.

2.	Class W Concrete shall have a minimum 28-day compressive strength of 21 Mpa.

All reinforcing steel, tie bars, dowel bars, hook bolts, and caps shall be clean and free of rust.

CONSTRUCTION REQUIREMENTS

514-3.01 PROPORTIONING OF MATERIALS.  Use the following classes of concrete where required:

a.	Class A-A Concrete for PCC pavement, scale pit and concrete pavement repair work.

b.	Class W Concrete for all minor cast-in-place concrete work, unless otherwise directed by the Engineer.

1.	Contractor’s PCC Pavement Mix Design.  The Contractor shall be responsible for developing a concrete mix design meeting the requirements of this Section, Section 501 and these Special Provisions.  The Contractor shall not construct the PCC pavement until the Engineer has evaluated and approved the Contractor’s submittal.  For approval, the Contractor’s submittal shall include, as a minimum, the following:

a.	Mix proportions by the cubic meter.  Mix design shall include amounts of cement, fine and coarse aggregates (in a saturated surface-dry condition), and the approximate amount of water and air entraining admixtures.

b.	Listing of proposed sources for all ingredients,

c.	Test data confirming that the concrete made in accordance with the Contractor’s proposed mix design will meet the requirements of these specifications.  Test data shall be from an independent testing lab or from a commercial concrete producer’s lab.  If the Contractor develops the test data at a producer’s lab, the Engineer or a representative shall witness all testing.

The PCC pavement shall be air entrained by the use of an approved air entraining admixture to provide an air content in the plastic concrete on the roadway in front of the spreader or slip-form paver of not less than 5 percent, nor more than 8 percent.  The water cement ratio for Class A-A concrete shall be 0.36.  The coarse aggregate gradation shall be No. 67 per AASHTO M43.

Class W Concrete shall be in accordance with Section 501, Table 501-1.

2.	Admixtures.  Class A-A Concrete shall have the following admixtures:

a.	Water-Reducing Admixtures: ASTM C494, Type A or Type D.

1)	Master Builders, Inc., Cleveland, OH; Pozzolith or Pozzolith Polyheed.

2)	W.R. Grace & Co., Cambridge, MA; WRDA HYCOL.

3)	Euclid Chemical Co., Cleveland, OH; Eucon WR-90.

4)	Or approved equal.

b.	Superplasticizers:  ASTM C494, Type F or G.  Holds slump of 125 mm or greater (200 mm maximum) for time required for placement into structure with water-cement ratio.

1)	Master Builders, Inc., Cleveland, OH; Rheobuild or Pozzolith Polyheed at a dosage greater than 10 grams per 1.6 kilograms of cement.

2)	W.R. Grace & Co., Cambridge, MA; Duracem 100.

3)	Euclid Chemical Co., Cleveland, OH; Eucon Super F or 537G.

4)	Or approved equal.

c.	Accelerators:  ASTM C494, Type C or Type E.

1)	Master Builders, Inc., Cleveland, OH; Pozzutec 20 (non-chloride), or approved equal.

3.	Consistency.  The Contractor shall mix the materials with sufficient water to produce a stiff concrete that will hold its shape when deposited upon the subgrade or roadbed.  The consistency shall be such separation of the mortar from the coarse aggregate will not occur during handling.

514-3.02 SUBGRADE PREPARATION.  The Engineer will determine the exact limits of existing asphalt pavement removal and replacement with PCC pavement.

The Contractor shall remove the existing pavement and underlying material to the depth required to construct the PCC pavement in accordance with the PCC typical section shown in the Plans.  Removed materials shall be disposed of in accordance with Section 202-2.01 and these Special Provisions.

Prior to placing PCC pavement, the Contractor shall blade, shape, compact, and finish the roadbed to the required line, grade, elevation, and cross section according to Sections 203-3.01 through 203-3.04, and Sections 301-3.01, and 301-3.02.  Subgrade preparation above or in close proximity of field determined utility locations shall be by hand.  The use of heavy equipment shall be at the Contractor’s risk.  Subgrade shall be free of all loose and extraneous material when concrete is placed thereon.  The subgrade shall be uniformly moist, and the Contractor shall remove any excess water standing in pools or flowing on the surface prior to placing PCC pavement.

Check and correct the surface immediately before the PCC pavement is placed, if the Engineer allows traffic to use the prepared roadbed.

514-3.03 WATER SUPPLY.  Before placing concrete, the Contractor shall develop a sufficient supply of water and have it available throughout the work.  An

inadequate water supply will be considered sufficient cause for delaying or stopping mixing and placing operations.  In case of a deficiency of water, the requirements for subgrade and curing the concrete already placed shall have priority.

514-3.04 PLACING.  For storing, handling, batching, mixing material and delivering concrete, the Contractor shall conform to the following:

Shipping and Storage	501-2.02

Batching	501-3.02

Mixing material and delivering	501-3.03

For placing of the PCC pavement, the Contractor shall conform to the provisions in Section 501-3.06 and as modified in this Section.  The Contractor shall conform to Subsection 501-3.04 for placing concrete during cold weather.

The Contractor shall make adequate advance arrangements for preventing delay in delivery and placing of the concrete.  An interval of more than 30 minutes between placing of any 2 consecutive batches or loads shall constitute cause for stopping paving operations, and the Contractor shall make a contact joint at the Contractor’s expense at the location directed by the Engineer in the concrete already placed.

Slip-form paving and finishing machines shall be in satisfactory adjustment and operational condition.  Prior to placing concrete, the Contractor shall demonstrate proper adjustment of all screeds and floats on slip-form pavers by measurements from grade stakes driven to known elevation.  Demonstrate a satisfactory operation and adjustment of all propulsion and control equipment, including pre-erected grade and alignment lines, by moving slip-form pavers and finishing machines over a 30m length of prepared subgrade with all propulsion and control equipment fully operational.

The Contractor shall construct PCC pavement in full lane widths separated by contact joints, or monolithically in multiples of full lane widths with a longitudinal weakened plane joint at each traffic lane line. When a paving machine is impractical, place concrete according to Subsection 514-3.06.

All concrete shall be placed while fresh.  The Engineer will not permit the use of water for retempering any concrete.

Do not use any concrete showing improper proportions of materials, including water in the pavement.  The Contractor shall remove and dispose of the unsatisfactory concrete at the Contractor’s expense.

When concrete is placed adjoining a previously constructed lane of pavement, the Contractor shall not operate mechanical equipment on the existing lane, until the lane has attained a minimum flexural strength of 3.8 MPa according to AASHTO T 97 or compressive strength of 24 MPa according to AASHTO T 22.  The Contractor shall protect the previously constructed lane from damage by equipment.  The Contractor shall repair any damage to the pavement immediately at the Contractor’s expense.

The Contractor shall construct reinforcing steel according to Section 503 and as modified by Special Provision.  Firmly position the reinforcement on acceptable supports before placing the concrete.

514-3.05 SPREADING, COMPACTING AND SHAPING.  The Contractor shall spread, shape concrete and consolidated so that the completed pavement will conform to the thickness and cross-section requirements of the Plans and Specifications.  Concrete pavement placability and workability shall be the Contractor’s responsibility.  Discontinue methods of spreading, shaping and compacting that result in segregation, voids or rock pockets. The Contractor shall adopt methods that will produce dense homogeneous pavement conforming to required cross section.

Construct PCC pavement contiguously with an existing parallel concrete by spreading, compacting, and shaping PCC pavement so that a completed pavement will conform to the thickness and cross section requirements of the Plans and Specifications and to the following:

The elevation of the pavement surface shall be such that water will not pond on either side of the longitudinal contact joint with existing pavement.

The new pavement surface at the longitudinal contact joint shall conform as closely as possible to the elevation of the existing concrete pavement.  Eliminate any difference in elevation between the new pavement and the existing pavement by finishing the new pavement within 0.3m of the existing pavement by hand methods, adding or removing concrete as necessary.

The Contractor shall construct transverse weakened plane joints in pavement to match the spacing and skew of the weakened plane joints in the existing pavement.

The Contractor shall construct pavement using only that paving equipment that produces a finished surface meeting the requirements, specified in Section 514-3.10,

“Preliminary Finishing.”  Failure of equipment to produce pavement that conforms to those requirements will constitute cause for stopping placement of concrete until the deficiency or malfunction is corrected.

Spreading, compacting and shaping shall also conform to the following:

1.	Stationary Side Form Construction.  Side form sections shall be straight, free from warps, bends, indentations, or other defects.  The Contractor shall remove defective forms from the work.  Use metal side forms, wooden bulkheads or other suitable material at end closures and transverse contact joints.

Build up side forms by rigidly attaching a section either to top or bottom of forms. If the Contractor attaches the build up to the top of metal forms, the buildup shall be of metal.  Width of the base of all forms shall be equal to at least 80 percent of specified pavement thickness.

Side forms shall be of sufficient rigidity, both in the form and in the interlocking connection with adjoining forms, that springing will not occur under the force from subgrading and paving equipment or from the pressure of concrete.  The Contractor shall provide sufficient forms so that there will be no delay in placing the concrete due to lack of forms.

Before placing side forms, the underlying material shall be at the proper grade.  Side forms shall have full bearing upon the foundation throughout their length and width of base and shall be placed to the required grade and alignment of the edge of the final finished pavement surface per Section 514-3.11, “Final Finishing”.  Firmly support side forms during the entire operation of placing, compacting, and finishing the pavement.

Immediately in advance of placing concrete and after all subgrade operations are completed, side forms shall be trued and maintained to the required line and grade for a distance sufficient to prevent delay in placing concrete.

Side forms shall remain in place until the day after placing the concrete, and in all cases until the edge of the pavement no longer requires the protection of the forms.

The Contractor shall thoroughly clean and oil side forms before each use and before concrete is placed against them.

Spread, screed, shape and consolidate concrete by one or more machines.  These machines shall uniformly distribute and consolidate concrete without segregation so that completed pavement will conform to required cross section with a minimum of handwork.

The number and capacity of machines furnished shall be adequate to perform the work required at a rate equal to that of concrete delivery.

Effectively consolidate concrete for the full paving width by means of surface vibrators, internal vibrators, or by another method of consolidation that produces equivalent results without segregation.

If the Contractor uses vibrators consolidate concrete, the rate of vibration shall be not less than 3500 cycles per minute for surface vibrators and shall be not less than 5000 cycles per minute for internal vibrators.  Amplitude of vibration shall be sufficient to be perceptible on the surface of concrete more than 0.3m from the vibrating element.  The Contractor shall furnish a tachometer or other suitable device for measuring and indicating frequency of vibration.

Vibrators shall not rest on new pavement or side forms.  Connect power to vibrators so that vibration ceases when forward or backward motion of the machine stops.

When concrete is being placed adjacent to an existing pavement, equip that part of the equipment supported on existing pavement with protective pads on crawler tracks or rubber-tired wheels with the bearing surface offset to run a sufficient distance from the pavement edge to avoid breaking or cracking that edge.

2.	Slip-Form Construction.  Equip slip-form pavers with traveling side forms of sufficient dimensions, shape, and strength to produce pavement of the required cross section.  Use a minimum of handiwork to produce a dense homogeneous pavement true to cross section and profile when using slip-form paving equipment to spread, consolidate and screed freshly placed concrete.

The Engineer will permit no abrupt changes in longitudinal alignment of the pavement.  The horizontal deviation shall not exceed 30 mm from the alignment established by the Engineer.

Effectively consolidate concrete for the full paving width by means of high frequency internal vibrators.  Mount vibrators with their axes parallel or normal to pavement alignment.  Space vibrators at intervals not to exceed 0.75 meters center to center, when the Contractor mounts vibrators with their axes parallel with the pavement alignment.  Space vibrators with their axes normal to pavement alignment, so that lateral clearance between individual vibrating units does not exceed 0.15 m.

Spread, compact, and shape pavement using vibrating units, within fresh concrete so that the longitudinal axis, at the center of each unit is not more than 0.15m above top of pavement grade.

The vibration rate of each vibrating unit shall be not less than 5000 cycles per minute.  Amplitude of vibration shall be sufficient to be perceptible on the surface of concrete along the entire length of vibrating units and for a distance of at least 0.3m therefrom.  The Contractor shall furnish a tachometer or other suitable device for measuring and indicating frequency of vibration.

When placing concrete adjacent to an existing pavement, equip that part of equipment supported on the existing pavement with protective pads on crawler tracks or rubber-tired wheels with the bearing surface offset to run a sufficient distance from the pavement edge to avoid breaking or cracking.

514-3.06 CONSTRUCTION OF IRREGULAR AREAS.  In irregular areas or areas inaccessible to paving equipment, the Contractor shall construct the pavement using side forms.  Strike-off, consolidate, float, and surface finish the concrete, as follows:

a.	Thoroughly and uniformly vibrate and compact the concrete during placement without segregating the material.

b.	Using templates or screeds, strike-off the concrete to shape it to the required cross section between the forms.  Carry a slight excess of concrete in front of the leading edge of the template or screed.

c.	Float the surface to the required grade and cross section.

d.	Finish the surface according to Subsection 514-3.11, “Final Finishing”.

514-3.07 JOINTS.  Joints in PCC pavement will be designated as longitudinal contact joints, transverse contact joints, longitudinal weakened plane joints and transverse weakened plane joints.  Construct joints as shown in the Plans and in accordance with the following provisions.

All transverse joints shall be constructed perpendicular to the centerline of pavement as shown on the Plans, and the faces of all joints both transverse and longitudinal shall be normal to the surface of the pavement.

At all times prior to acceptance of the concrete pavement, keep joints clean and free of all soil, gravel, concrete or asphalt mix and other foreign material except joint filler material.

Straight tie bars shall be deformed reinforcing steel bars conforming to the Section 709-2.01.

1.	Joints Sawing.  Joint sawing shall be in accordance with Section 514-3.08.

2.	Contact Joints.  Contact joints are those made by placing fresh concrete against hardened concrete.

If the Contractor interrupts the concrete placement for more than 30 minutes the Contractor shall construct a transverse contact joint at the end of each day’s work.  The Contractor shall not construct a transverse contact joint within 3 meters of any parallel joint.  If the Contractor has not mixed sufficient concrete to form a slab at least 3 meters long when an interruption occurs, the Contractor shall remove and dispose of the excess concrete back to the last preceding joint.  The Contractor shall use a metal or wooden bulkhead to form the joint, shaped to the pavement cross section, and designed to permit the installation of dowel bars.

Saw and seal all transverse and longitudinal contact joints, including the joint between new and existing pavement with joint filler in accordance with the provisions in 514-3.09.

3.	Weakened Plane Joints.  Construct longitudinal weakened plane joints at traffic lane lines in multilane monolithic concrete pavement by the sawing method.  Use the sawing method to construct transverse weakened plane joints.  The Engineer will not permit the placement of cork or other types of preformed fillers to form a transverse.

All transverse weakened plane joints shall be located within a spacing tolerance of plus or minus 0.3m, except as otherwise provided.

Do not construct transverse weakened plane joints within 1.5 m of another transverse weakened plane joint under any circumstance.  If the planned spacing of transverse weakened plane joints would result in locating a transverse weakened plane joint within 1.5 m of another transverse weakened plane joint, relocate the transverse weakened plane joint so that it is not within 1.5 m of the transverse weakened plane joint.

Final alignment of transverse weakened plane joints shall conform to that shown on the Plans and the Contractor shall coordinate the spacing of transverse weakened plane joints in pavement so that the alignment of transverse weakened plane joints is continuous across the full width, irrespective of the number or types of longitudinal joints crossed.  Final alignment of longitudinal weakened plane joints shall be uniformly parallel with the pavement centerline.  Final alignment of both transverse and longitudinal weakened plane joints shall be free of local irregularities that exceed 30 mm measured from either side of a 3.6 m 0.06 m straight line, except for normal curvature of centerline with respect to longitudinal joints.

Volunteer cracks are all cracks and all portions of cracks that are not coincident with constructed joints.

Repair the concrete pavement in accordance with the provisions in 541-3.15 in the event uncontrolled cracking occurs.

The minimum depth of cuts for the sawed transverse contact joints on either side of each WIM scale frame location shall be per WIM manufacturer’s recommendation.

4.	Tie Bars and Dowel Bars.  Steel tie bars shall be placed at all longitudinal contact joints, in accordance with the Plans.  Construct longitudinal contact

joints (with tie bars) when the concrete pavement placement width exceeds 4.5 meters.  Construct the longitudinal contact joints continuous with no gaps in either the transverse or longitudinal contact joints at intersections.

The Contractor shall place tie bars at longitudinal contact joints between lanes in a manner that the individual bars appropriate elevation and spacing as shown in the Plans and in a manner that the Contractor does not deform or otherwise damaged the vertical edge of the concrete during placement of the bars.  The Contractor shall not paint or coat the tie bars with any material or enclose them in tubes or sleeves.

When new concrete pavement is to be placed against existing concrete pavement, the Contractor shall drill and grout tie bars into the existing pavement with epoxy resin in accordance with the Plans.  The Contractor may use any method for drilling the holes, provided the method selected does not damage the existing concrete pavement.  The Contractor shall repair any damage caused by the Contractor’s operations at the Contractor’s expense.

The tie bars holes shall be blown clean with compressed air before grouting. Center tie bars in the hole for the full length of embedment before grouting. Fill the back of the hole first by pumping grout into the hole around the bar. Do not impede the flow of the grout into the hole with blocking or shimming. Dams, if needed, shall be placed at the front of the holes to confine the grout. The dams shall permit the escape of air without leaking grout.  Once grout has cured in the hole remove dams.

If the Contractor interrupts the concrete placement for more than 30 minutes install dowel bars for the transverse contact joints at the end of concrete paving operations.  Dowel bars shall be placed in accordance with the Plans.

If dowels conform to the specified tolerance, the Contractor may use dowel placement implanters while the concrete is plastic.

5.	Joint Sealants.  Joint filling material shall be in accordance with Section 514-3.09, “Joint Sealants”.

514-3.08 SAWING METHOD.  The Contractor shall furnish an adequate supply of concrete saws with sufficient power to saw full-depth and complete the work with water-cooled, diamond-edged blades, or abrasive wheels.  The Contractor shall equip saws with blade guards and guides or devices to control alignment and depth.  The Contractor shall furnish and maintain standby equipment and an adequate supply of replacement blades or wheels.  If necessary, the Contractor shall continue sawing day and night, regardless of weather conditions and provide adequate artificial lighting facilities for night sawing.

The sawing method shall consist of cutting a groove in the pavement with a power driven concrete saw.  Cut saw grooves for longitudinal and transverse weakened plane joints to the minimum width possible, but in no case shall the width exceed 6mm.  Calculate the minimum depth of cut for each individual lane as follows:

d  =  t/3

where

d =	calculated minimum depth of cut rounded up to the nearest 5mm.

t  =	greatest thickness of pavement in each lane.

The exact time of sawing longitudinal and transverse weakened plane joints shall be the Contractor’s responsibility.  Sawing transverse weakened plane joints shall be completed within 24 hours following paving.  Sawing longitudinal weakened plane joints shall be completed within 12 hours following paving, unless the Engineer permits or orders a later time, but in any event before opening the pavement to any traffic.  The Contractor shall exert every possible effort to prevent volunteer cracking.  To achieve this, the Contractor may vary the sequence of sawing, or other measures not detrimental to the pavement surface.

Where a transverse volunteer crack occurs prior to sawing, and any point on the crack is within 1.5 m of a planned transverse weakened plane joint location, the transverse weakened plane joint relocate as specified herein.  Relocation shall be the minimum amount necessary, but in no event shall it exceed 3m.  If a relocation not exceeding 3m is insufficient to locate the transverse weakened plane joint so that it is not within 1.5 m of that transverse volunteer crack or other transverse joint or crack, at any point in the length of joint, the weakened plane joint shall be located at the planned

location.  The Contractor shall make the relocation without otherwise altering the location of remaining transverse weakened plane joints except where they too would be within 1.5 m of preexisting transverse volunteer cracks.

Install joint filler material in the saw groove for longitudinal and transverse weakened plane joints to keep foreign materials out of the joints.  The filler material used shall be of such character as to not react adversely with chemical constituents of the concrete or cause physical damage to the pavement.  Do not add additional curing compound if joint filler material is added immediately after sawing the joint, and the filler material is of such composition as to prevent excessive loss of moisture from concrete adjacent to the joint during the 72-hour following paving.  Thoroughly moistened either before or immediately after installation in the saw groove, if using an absorptive filler material.

Filler material may be left in sawed joints upon acceptance of the concrete pavement providing the material is not such as to constitute a physical hazard should it work out of joints after opening the pavement to public use.

Repair excessive raveling or tearing of concrete adjacent to saw cuts in accordance with Section 514-3.15(1) “Spalls, Raveling, and Tearing”.  Excessive raveling or tearing is an accumulation of more than 0.3m of raveling or tearing which exceeds 12 mm in width, exclusive of the saw cut, in a 3.6 m lane, or an accumulation of more than one meter of raveling or tearing which exceeds 6mm in width, exclusive of the saw cut, in a 3.6 m lane.

The Contractor shall immediately repair any damage to the curing material occurring during the sawing operations after the Contractor completes the sawing at the Contractor’s expense.

514-3.09 JOINT SEALANTS.

1.	Sealing Sawed Joints.  The Contractor shall fill sawed joints with a joint sealant filler before the concrete pavement is opened to public traffic.  Joint sealant shall be in accordance with Section 705.  Joint sealant shall be of the hot-poured type or cold-poured type.  The Contractor shall clean each joint of all foreign material, including membrane curing compound and concrete slurry before applying joint sealer material.  The Contractor shall place

poured joint sealing material when the air temperature is over 4°C.  Immediately remove any excess or spilled material and clean the pavement surfaces.  Do not use sand or similar material to cover the seal.

a.	Hot-Poured Sealants.  Use the hot-poured type only on dry joints.  If joints are dried with compressed air, avoid air pockets.  Apply the hot-poured compound in accordance with manufacturer’s recommendations.

Install the backer rod with a steel wheel to the depth required.  Do not stretch or twist the backer rod during installation.  Limit the length of a backer rod installed to that, which the Contractor can seal during the same workday.

b.	Cold-Poured Sealants.  Apply the cold-poured compound under sufficient pressure to fill the groove from bottom to top and to a point approximately 6 millimeters below the surface of the concrete pavement.  Cover the joint filled with cold-poured compound with a strip of nonabsorptive paper at least twice as wide as the joint and the paper shall be left in place.

2.	Joint Fillers.  Preformed joint fillers shall be in accordance with Section 705-2.01.

514-3.10 PRELIMINARY FINISHING.  After spreading, compacting and shaping, use one of the following methods to preliminary finish the portland cement concrete pavement:

1.	Stationary Side Form Finishing.

a.	Machine Float Method.  Use self-propelled machine floats to finish pavement smooth and true to grade.

Provide enough machine floats to perform all work at a rate equal to of the concrete delivery rate.  Any delay exceeding 30 minutes in performing preliminary finishing shall constitute cause for stopping delivery of concrete until machines performing the work are again in proper position to continue without delay.  Machine floats shall be capable of running either on side forms or on adjacent lanes of pavement.  When machine floats run on adjacent pavement, protect its surface in accordance with Section 514-3.05, “Spreading,

Compacting and Shaping.”  Construct floats of hardwood, steel or steel-shod wood.  Equip with devices to permit adjusting the under side to a true flat surface.

b.	Hand Method.  The PCC pavement shall be finished smooth and true to grade with suitable manually operated floats or powered finishing machines.  Finishing shall take place as far back of concrete spreading operations as concrete remains workable, and the number of passes shall be sufficient to remove all perceptible inequalities.

2.	Slip-Form Finishing.  Give pavement a preliminary float finish with devices incorporated in the slip-form paver.  Supplement, at the Contractor’s option, with suitable machine floats.  Any edge slump of pavement in excess of 6mm shall be corrected before concrete has hardened.

Prior to completion of float finishing, the Contractor shall not apply water to the PCC pavement surface in excess of the amount lost by evaporation.

The Contractor shall protect the PCC pavement surface from rain damage.

514-3.11 FINAL FINISHING.

1.	General.  After preliminary finishing has been completed, ground the entire length and width of the PCC pavement in accordance with the provisions in this Section.  The Contractor shall finish the concrete so as to provide a pavement section of uniform composition, texture and true to the required grade, cross section and smoothness.  The exact time of grinding shall be the Contractor’s responsibility.  The finished surface of the ground PCC pavement shall be within the WIM manufacturer’s tolerances for correct operation of the WIM equipment and shall match the finished grade profile established by the asphalt overlay for Tudor Road.  Ground the PCC pavement prior to the installation of WIM equipment and appurtenances.  Measure the final pavement surface smoothness tolerances according to the provisions in Section 514-3.12, “Concrete Pavement Smoothness.”

Residual from grinding operations shall be picked up by means of a vacuum attachment to the grinding machine. Residual shall not flow across the pavement nor be left on the surface of the pavement.

The noise level created by the combined grinding operation shall not exceed 86 dBA at a distance of 15 m at right angles to the direction of travel.

2.	Grinding.  Complete grinding of the PCC pavement by the use of a Penhall Grinding Machine, Model G-38 or an approved equal.  Contact:

Penhall Company

11650 N.E. Marx

Portland, Oregon 97220

Phone:  503-253-9500

Fax:  503-253-9611

Contact:  Joseph Morello

Perform grinding by an approved equal with abrasive grinding equipment utilizing diamond cutting blades and in accordance with the requirements described in Section 514-3.11(1) above.

3.	Concrete Other Than Concrete Pavement.  The Contractor shall finish the concrete surfaces in accordance with Subsection 501-3.07 paragraphs (1) and (2) or as directed by the Engineer.

514-3.12 CONCRETE PAVEMENT SMOOTHNESS.

Construct the concrete pavement in accordance with the material, typical section and the final pavement surface smoothness requirements of the Plans and Specifications.  The Contractor, in the presence of the Engineer, shall determine the compliance with the final finished surface smoothness requirements for the concrete pavement.  Failure of the Contractor to comply with the smoothness requirements shall be considered unacceptable in accordance with the provisions of Section 105-1.03.  The Contractor shall remove, replace or otherwise correct the concrete pavement, and materials at the expense of the Contractor.  The final finished pavement shall conform to the following requirements in not more than 10 days following placement of concrete.

1.	Tolerances.  Divide the entire final finished pavement surface into a grid network with an interval measuring 0.915 m by 0.915 m.  Each 0.915-m square shall constitute a primary unit of pavement.  Any deviation, measured longitudinally (parallel with centerline) and transversely (normal to centerline) across each primary unit shall be less than 4.75 mm (millimeters).

Any deviation, measured longitudinally and transversely, across a square made-up of 3 consecutive primary units, (2.75 m x 2.75 m), shall be less than 9.5 mm.

2.	Determination.  To determine compliance with the surface smoothness requirements, straightedge the final finished pavement surface across each primary unit with a straightedge 3.6 m, 0.06 m long at an interval of 0.915 m and 2.75 m or an approved equal.

Grind any high points that cause the surface to exceed these tolerances in accordance with Section 514-3.11, “Final Finishing.”  Perform additional grinding as necessary to extend the area ground in each lateral direction so that the lateral limits of grinding are at a constant offset from, and parallel with, the nearest lane line or pavement edge, and in each longitudinal direction so that the grinding begins and ends at lines normal to the pavement centerline, within any one ground area.  All ground areas shall be neat rectangular areas of uniform surface appearance.

514-3.13 CURING.  All newly placed concrete shall be cured in accordance with the provisions in Section 501-3.08 and as modified by Section 514-3.13.

1.	Curing Pavement.  Cure the entire exposed area of the pavement, including edges, by one of the following methods (1) water curing method or (2) membrane curing method, as determined by the Contractor.

Cure the exposed pavement edges if the Contractor removes side forms before the expiration of 72 hours following the start of curing.  If a curing compound method cures the pavement, the sawcut and all portions of the curing compound, which sawing operations have disturbed, restore by spraying with additional curing compound.

Prevent erosion of the base course beneath the exposed pavement edges until the shoulder construction.

If the Contractor damages the film of curing compound for any cause before the concrete pavement is opened to public traffic, immediately repair the damaged portion with additional compound by the Contractor at the Contractor’s expense.

Curing shall commence as soon as the finishing process provided in Section 514-3.11, “Final Finishing,” has been completed.  The method selected shall conform to the requirements specified in Section 501-3.08, “Curing Concrete” and the following:

a.	Water Curing Method. The Contractor may use cotton mats, rugs, carpets, or earth or sand blankets to retain the moisture, the entire surface of the concrete shall be kept damp by applying water with a nozzle that so atomizes the flow in a mist and not a spray, until it covers the surface of the concrete with the curing medium.  Do not apply the moisture from the nozzle under pressure directly upon the concrete or allow it to accumulate on the concrete in a quantity sufficient to cause a flow or wash the surface.  At the expiration of the curing period, the concrete surfaces shall be cleared of all curing mediums.

b.	Membrane Curing Method.

1)	Liquid Membrane or Curing Compound.  Uniformly spray the surfaces of the concrete, exposed to the air, with a curing compound meeting the requirements of Section 711.  Runs, sags, thin areas, skips, or holidays in the applied curing compound shall be evidence that the application is not satisfactory.

Apply curing compounds using power operated spray equipment to the entire pavement surface by mechanical sprayers.  Equip the power operated spraying equipment with an operational pressure gage and a means of controlling the pressure.  Spraying equipment shall be of the fully atomizing type equipped with a tank agitator, which provides for continual agitation of the curing compound during the time of application.  Protect the spray against wind. Orient or move the nozzles mechanically transversely as to result in the minimum specified rate of coverage uniformly on all exposed faces.

The Engineer shall approve hand spraying of small and irregular areas, which are not reasonably accessible to mechanical spraying equipment.

Apply the curing compound to the concrete following the surface finishing operation immediately before the moisture sheen disappears from the surface, but before any drying shrinkage or craze cracks begin to appear.  In the event of any drying or cracking of the surface, immediately start the application of water with an atomizing nozzle as specified in Section 514-3.13(1)(2), “Water Curing Method,” and continues until the Contractor resumes or started application of the compound; however, do not apply the compound over any resulting freestanding water.  The Contractor shall repair any damage of the film of compound from any cause before the 72 hours in the case of pavement, with additional compound at the Contractor’s expense.

The manufacturer shall include in the curing compound the necessary additives for control of sagging, pigment settling, leveling, de-emulsification or other requisite qualities of a satisfactory working material.  All curing compounds shall remain sprayable at temperatures above 4°C.  They shall not be diluted or altered in any manner after manufacture.

The Contractor shall package the curing compound in clean barrels or containers or supply from a suitable storage tank located at the jobsite.  The containers shall comply with Department of Transportation Code of Federal Regulations, Hazardous Materials Regulations Board, Reference 49 CFR.  The barrels or containers shall have removable lids and airtight fasteners.  The containers shall have standard full open head and bail.  The Engineer will not permit lids with bungholes.  On-site storage tanks shall be kept clean and free of all contaminants.  Each tank shall have a permanent system designed to completely redisperse any settled material without introducing air or any other foreign substance.

Steel containers and line lids with a coating that will prevent destructive action by the compound or chemical agents in the air space above the compound.  The coating shall not come

off the container or lid as skins.  Fill containers in a manner that will prevent skinning.  Plastic containers shall not react with the compound.

Label each container with the manufacturer’s name, kind of curing compound, batch number, volume, date of manufacture and volatile organic compound (VOC) content. Show precautions concerning the handling and the application of curing compound on the label of the curing compound containers.

Conduct all tests in accordance with Section 711, “Concrete Curing Materials and Admixtures”.

2)	Waterproof Membrane. Spray the exposed finished surfaces of concrete with water, using a nozzle that so atomizes the flow in a mist and not a spray, until the concrete has set, after which the curing membrane shall be placed.  The curing membrane shall remain in place for a period of not less than 72 hours.

Sheeting material for curing concrete shall conform to the requirements of Section 711.

Fabricate sheeting material into sheets of such width as to provide a complete cover for the entire concrete surface.  Securely cement all joints in the sheets together in such a manner as to provide a waterproof joint.  The joint seams shall have a minimum lap of 100 mm.

The sheets shall be securely weighted down by placing a bank of earth on the edges of the sheets or by other means approved by the Engineer.

Should any portion of the sheets be broken or damaged before the expiration of 72 hours after being placed immediately repair the broken or damaged portions with new sheets properly cemented into place.

Do not use damaged sections of membrane that have lost their waterproof qualities to such an extent as to render them unfit for curing the concrete.

2.	Curing Miscellaneous Concrete Work.  Cure exposed surfaces of other miscellaneous concrete areas in accordance with Section above 514-3.13(1)(b).

Cure mortar and grout by keeping the surface damp for 3 days.

Cure for at least 72 hours, after placing, the exposed surfaces of sign structure foundations, including pedestal portions, if constructed, by spraying with water, or by a moist earth blanket, or by any of the methods provided in Section 514-3.13, “Curing”.

514-3.14 PROTECTION OF CONCRETE PAVEMENT.  The Contractor shall protect the concrete pavement against all construction and other activities, which abrade, scar, discolor, reduce smoothness, lower coefficient of friction or otherwise damage the surface.  The Contractor shall not stockpile, allow drifting or excessive spillage of soil, gravel, petroleum products, and concrete or asphalt mixes on the surface of concrete pavement unless otherwise the Engineer approves.  In case of visible cracking of, or other damage to the pavement, the Contractor shall immediately discontinue operation of the paving equipment on the pavement.

Concrete pavement protection shall include personnel to direct traffic and the erection and maintenance of warning signs, lights, barricades, and whatever other means may be necessary to accommodate local traffic and to protect the pavement during the curing period or until opened to traffic as determined by the Engineer.

The Engineer will not allow the operation of construction equipment on the new pavement prior to three days minimum cure and 90 percent of the design strength.  Exceptions will be light vehicles required for sawing operations of the finished concrete pavement.  Placement of the asphalt shoulder material may begin at the direction of the Engineer.

The Contractor shall replace or repair any damage to the concrete pavement occurring prior to final acceptance by the Engineer in accordance with Section 514-3.15 at the Contractor’s expense.

514-3.15 REPAIR OF DEFECTIVE CONCRETE PAVEMENT AREAS.  If the Engineer determines the Contractor must repair the concrete pavement, the Contractor shall reconstruct the damaged area or pavement to provide a patch or replacement concrete pavement slab that meets the requirements of Section 514 prior

to opening the pavement to traffic.  Repair of the concrete pavement as a result of damage due to the failure of the Contractor to exercise due care and caution in conducting construction operations shall be at the Contractor’s own expense.

1.	Spalls, Raveling, and Tearing. Repair spalls, and raveling or tearing at sawed joints, in accordance with subsection 514-3.15(1) prior to opening the pavement to public traffic.

The Contractor shall repair any joints or volunteer cracks with spalls more than 15 mm deep which exceed 12 mm in width and 0.1 m in length that occurs before pavement is open to public traffic, and sawed joints with excessive raveling or tearing, but only after removing all weak fractured concrete and cleaning surfaces to receive the patch.  Apply a prime coat of epoxy resin adhesive conforming to the requirements in Section 712, “Miscellaneous” to the area to be patched using a stiff bristled brush.  Immediately apply a patch consisting of portland cement concrete or mortar, at the Contractor’s option, following the application of the prime coat.  Use an insert, or other means, to prevent bonding both sides of planned joints together.

2.	Full Depth, Full Width Patching.

a.	Concrete Removal.  For continuously reinforced concrete pavement, the Contractor shall saw cut the exterior transverse patch or replacement slab limits to a depth of 455 millimeters.  Do not allow the saw cut to penetrate the steel reinforcement.  The Contractor shall saw cut longitudinal limits full depth.  Break up the concrete with a chipping hammer down to the steel.

Tie replacement steel.  Cut the existing steel to leave the lap length plus 50 millimeters.  See allowable lap lengths below.

| Bar Size | Length of Overlap millimeters |
| --- | --- |
| 10 M | 375 |
| 15 m | 450 |
| 20 M | 550 |

Remove the concrete pavement by either or both of the following methods:

1)	Breakup and clean out.  The Contractor shall break up the concrete from the center of the damaged area toward the end of the saw cuts.  Remove the concrete pieces with equipment that will not damage the underlying surface.

2)	Lift-out method.  The Contractor shall lift the slab in one or more pieces without disturbing the underlying surface.  Clean out the area with hand tools.

The Contractor shall dispose of the concrete according to Section 202.  No additional payment will be made for disposal.  When directed, the Contractor shall excavate the underlying material to a maximum depth of 300 millimeters and replace with aggregate base course according to Section 301.  The Contractor shall prevent adjacent concrete pavement slabs from being undermined.

The Contractor shall remove and replace adjacent concrete pavement slabs damaged by concrete removal.  The Contractor shall repair all saw overcuts at the corner of repair areas and nicks to adjacent concrete pavement slabs outside of the repair area.

b.	Replacing reinforcing steel.  For continuously reinforced concrete pavement, if visible damage is more than 10 percent of the reinforcing steel, extend the limits of the repair over the required lap lengths for the size of reinforcing bars shown in (1) above.

For concrete patches, the Contractor shall provide a 75-millimeter clearance between the ends of the new reinforcing steel and the existing slab face.  Match the number, type, and spacing of the new reinforcement to the existing pavement.  Support reinforcing steel with bar chairs or other approved methods while placing concrete.

c.	Joints.  The Contractor shall construct the joints according to Subsection 514-3.07.  The Contractor shall field adjust locations and lengths of joints as directed at intersections and other odd shaped slabs such that no joint is less than 460 millimeters long and no slab has an angle less than 60 degrees.  Construct joints perpendicular to the edge of pavement.

The Contractor shall place dowels or tie bars into the existing slab.  Drill the dowel or tie bar holes into the face at the required diameter with the drill rigidly supported.  Completely fill the holes around the dowels and tie bars with an epoxy or nonshrink grout for a permanent fastening to the existing concrete.  Furnish a plug or donuts to prevent epoxy or grout loss.

The Contractor shall edge all transverse and longitudinal joints against forms or existing pavement.  Transverse joints in a continuous lane pour or longitudinal joints in a continuous dual lane pour do not require edging.

The Contractor shall clean the exposed faces of joints according to the following:

1)	Breakup and clean out.  The Contractor shall break up the concrete from the center of the damaged area toward the end of the saw cuts.  Remove the concrete pieces with equipment that will not damage the underlying surface.

2)	Lift-out method.  The Contractor shall lift the slab in one or more pieces without disturbing the underlying surface.  Clean out the area with hand tools.

The Contractor shall seal the joints according to the provisions in Section 514-3.09.

d.	Concrete placement.  The Contractor shall construct side forms to overlap the ends of the existing slab.  Securely fasten side forms so they do not move when concrete is placed.  Concrete shall be Class A-A concrete.  If necessary, to accommodate forms for the patch, the Contractor shall excavate the adjacent shoulders a maximum width of 300 millimeters.

The Contractor shall cast each patch or replacement pavement slab in one continuous, full depth pour operation.  After removal of the forms, the Contractor shall return the shoulder area to its previous condition.

e.	Finishing.  The Contractor shall finish the patched, damaged, or replacement slabs according to Sections 514-3.10 and 514-3.11 to match the plane and texture (ground surface) of the contiguous pavement.  The Contractor shall check the repaired pavement section for compliance with the smoothness tolerances in accordance with the provisions in Section 514-3.12, “Concrete Pavement Smoothness.”

514-3.16 OPENING TO TRAFFIC.  The Contractor shall not allow equipment or public traffic on the newly constructed concrete pavement until it has attained a minimum flexural strength of 3.8 MPa according to AASHTO T 97 or compressive strength of 11 MPa according to AASHTO T 22.  The Contractor shall saw joints and seal prior to opening to traffic.  Concrete pavement that fails to meet the minimum strengths above shall not be opened to traffic until directed by the Engineer.

The Contractor shall take concrete specimens for testing from the batches or loads delivered to the jobsite.  From the total specimens taken for the Contractor’s testing, 3 shall be set aside and marked for DOT&PF use to assure test result.  Take specimens and test according to the requirements of AASHTO T 97 or AASHTO T 22.  Take test specimens such that tests to the concrete strength can be done on the hour for the first 8 hours and every 8 hours up through the first 24 hours there after.  Cure test specimens on the site under the same conditions of temperature and moisture as the concrete pavement.

The Contractor shall specifically address the concrete paving operations in the Traffic Control Plan as specified Section 643 Traffic Maintenance of the Standard Specifications.

514-3.17 MANUFACTURER’S SERVICES.  The Contractor shall provide the following representatives at site for installation assistance, inspection and certification of proper installation for concrete ingredients, mix design, mixing, and placement of the concrete pavement.

1.	Batch Plant Representative:

a.	Observe how concrete mixes are performing.

b.	Be present during first placement of class A-A concrete mix.

c.	Assist with concrete mix design, performance, placement, weather problems, and problems as may occur with concrete mix throughout the Project.

d.	Establish control limits on concrete mix designs.

2.	Admixture Manufacturer’s Representative:

a.		Demonstrate special features, product performance, product mixing, testing, and placement or installation for each type of admixture.

b.		Observe how concrete mixes are performing.

c.		Be present during the first placement of Class A-A Concrete.

d.		Assist with concrete mix design, performance, placement, weather problems, and problems as may occur with concrete mix throughout the Project, including instructions for redosing.

514-4.01 METHOD OF MEASUREMENT.  Mix design, trial batches, test cylinders, reinforcing steel, dowels, tie bars, drilling, grout, epoxy resin, chairs, curing, joint sealants and fillers, compaction, sawing, finishing, grinding and performing pavement tolerance checks, manufacturer’s representative and other contract items that are required for a complete and functioning and accepted Portland Cement Concrete (PCC) pavement will not be measured for payment, but shall be considered as included in the contract price for Portland Cement Concrete Pavement.

514-5.01 BASIS OF PAYMENT.  The contract price paid Reinforced Portland Cement Concrete Pavement shall include full compensation for furnishing all labor, materials (including cement), tools, equipment, and incidentals involved in constructing the Portland Cement Concrete Pavement, complete in place and for doing all the work prescribed in this Section with the following exceptions:

1.		Excavation to construct PCC Typical section will paid for under Item 203(1) Unclassified Excavation.

2.		Typical section roadbed materials Items 203(6A) Borrow Type A and 301(1) Crushed Aggregate Base Course will be paid for under their respective pay items.

3.		Asphalt required will be paid for under Item 401(1) Asphalt Concrete Pavement, Type II, Class A.

Payment will be made under:

Pay Item 	No. Pay Item 	Pay Unit

514(1) H1	Portland Cement Concrete Pavement

Lump Sum

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.03 TRAFFIC CONTROL PLAN. Replace the last paragraph with the following: The Contractor may request, in writing, a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project.  All movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan. Maintain a minimum 3.6-meter lateral separation between the non-street legal vehicles and the motoring public.  Speeds shall be limited to a minimum of 15 mph and a maximum of 25-mph depending upon the location conditions.  The Traffic Control plan shall specify the traffic control devices required for these operations.

643-2.01 MATERIALS. Add the following:

- Flexible Markers.  Refer to subsection 606-2.01 Materials.

Traffic cones, candles, drums, and delineators that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350, test level 3. This certification may be a one-page affidavit signed by the vendor. Before using devices on the project give the certification to the Engineer. Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.

Composition		Weight		Height

Cones		Rubber			 9 kg	 920 mm

Plastic			 9 kg	1220 mm

Candles	Rubber			 6 kg	920 mm

Plastic			 6 kg	920 mm

Drums		Hi Density Plastic	35 kg	920 mm

Lo Density Plastic	35 kg	920 mm

Delineators	Plastic or Fiberglass	 N/A	1220 mm

Provide documentation that certifies truck-mounted attenuators and portable crash cushions purchased after October 1, 1998 are in compliance with National Cooperative Research Program 350, test level 3, crash worthiness requirements. Before using each of these devices on the project, provide the Engineer with certification, consisting of a letter of NCHRP-350 compliance from the Federal Highway Administration.

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. Add the following: Whenever construction activity encroaches onto the safe route in a traffic control zone, the Contractor shall station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

Standard Modification

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  In the fourth paragraph, third sentence, change “crossings” to “closures”.  (06/25/99)M 80

Special Provisions

643-3.05 AUTHORITY OF THE ENGINEER. Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT. Add the following: Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding,” potholes, excessive dust or mud, or dirty or out of place traffic control devices. The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full-unimpeded use by the public. Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. Add the following:

Monday through Friday 6:00 AM to 8:00 AM.

The Contractor shall make every effort not to delay school buses through the construction work zone.

Lane restrictions, if allowed, the Contractor shall conduct such restrictions so that a waiting motorist encounters no more than a 5 minute accumulated delay through the entire length of the project.  The exception is during paving operations when the Engineer will allow 10-minute delays for all motorists except school buses. If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the Contractor released the queue.

643-4.01 METHOD OF MEASUREMENT. Add the following:

Providing a 24-hour toll free (1-800-###-####) "hotline road report" telephone with prerecorded message, and providing weekly notices with daily updates will not be measured for payment but will be subsidiary to Item 643(2), Traffic Maintenance.

643-5.01 BASIS OF PAYMENT. Add the following: The Engineer does not require a change order/directive for the traffic control devices pay item.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Meter | $215.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion | Each | $2,500.00 |
| Pilot Car | Hour | $65.00 |
| Watering | Kiloliter | $5.25 |
| Street Sweeping | Hour | $150.00 |
| Plastic Safety Fence | Meter | $16.40 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Meter | $12.50 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Meter | $4.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Station Station Station Each | $320.00 $2130.00 $240.00 $40.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $32.00/hour. The Engineer does not require a change order/directive for the flagging pay item.  (3/7/00)R222M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

SECTION 644

SERVICES TO BE FURNISHED BY THE CONTRACTOR

Special Provisions

644-2.01 FIELD OFFICE.  Delete the third, fifth, and seventh sentences of the first paragraph and the second paragraph in this subsection and substitute the following: Meet the following office requirements:

1.	A minimum of 50 square meters of floor area. Divide the office area so that it contains an office room separated by a closable door. The office room shall have a minimum of 15 square meters of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of six (6) electrical outlets.

4.	A minimum of 5 square meters of window area and adequate ventilation.

5.	Provide adequate parking for a minimum of 5 vehicles, with one disability parking space. The Engineer's office shall be accessible by the disability parking. The disability parking shall meet the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Provide attached indoor plumbing with sanitary lavatory facilities and potable drinking water.

7.	Three (3) telephone service lines available at the office location.

8.	Located within 1600 meters of the project.

9.	Provide one move in and one move out for state office furniture and equipment. This will require moving office furniture and equipment to and from the Department's main headquarters and/or storage building to and from the project office.

644-4.01 BASIS OF PAYMENT.  Add the following: Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory.  (7/8/98)R63aM

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

669-1.01 DESCRIPTION.  This work shall consist of a rehabilitation of an existing Weigh-In-Motion (WIM) system.  This system exists in 120 meters of concrete pavement.  The site location is on Tudor Road at centerline station 300+96 to 304+04.

An Automated Traffic Recorder (ATR) station is a vehicle detection system and may contain a traffic volume counter, an automated vehicle classifier (AVC, a weigh in motion (WIM) sensor system) and/or other equipment.  The Highway Data Section (HDS) personnel maintains and operates ATRs; main office located at 2200 East 42nd Avenue, phone (907) 266-0885.

The ATR station for Tudor Road shall consist of the minimum following components:

1.	Removal and replacement of the existing bending plate WIM sensors.

2.	Repair and patching of the existing 288 meters of five lane of concrete pavement section.

3.	Grinding concrete pavement to achieve required smoothness tolerances for correct operation.

4.	Refurbishment of roadside CBA3 controller cabinet.

5.	The Contractor shall install a new International Road Dynamics (IRD) WIM electronic system assembly number 100438 in the CBA3 controller cabinet.  The central unit shall include all the equipment and software necessary to calculate, store, and transmit to a host computer all data specified in this Section.  The Contractor shall install a modem in the controller cabinet compatible with the host computer.

6.	Installation of new WIM bending plates, inductive loops, and required sensors.

7.	A calibration and commissioning of complete WIM system.

8.	Miscellaneous Items including but not limited to updating/replace all wiring, conduit, junction boxes, CBA3 cabinet and its ventilation, heating/cooling systems, light, security, battery back and further described in the Section 669-2.01 Materials.

All of the ATR sensors shall be installed Portland Cement Concrete (PCC or concrete) pavement section to achieve maximum accuracy out of the sensor devices. Run all wiring from these sensors in and under the concrete pavement and connect to electronic monitoring equipment located the existing CBA3 cabinet at the side of the Road (H1 station 302+50).

669-1.02 REGULATION AND CODE.  All materials and workmanship shall conform to the following standards:

1.	Alaska Department of Transportation and Public Facilities Standard Specifications for Highway Construction or as modified by these Special Provisions.

2.	Underwriter's Laboratories, Inc.,

3.	National Electrical Safety Code,

4.	Local safety code requirements.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01 MATERIALS.  All materials provided for the work shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring.  All wiring shall be in accordance with subsection 660-2.09(A), Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter

designation, the conductor size, voltage rating and the number of conductors

if a cable.  Home run label all wires and cables in each junction box and cabinet; for example, W1SLA (for wire) and GaSLA (for cable) as shown on the plans.

2.	Conduits.  All conduits shall be in accordance with subsection 660-2.05, Conduit.  Nylon pull cords shall be left in all 50-mm conduits.  All conduits shall be rigid metal.

3.	Junction Boxes.  All junction boxes shall be in accordance with subsection 660-2.06, Junction Boxes.  Label the covers of all junction boxes used for loops or sensor wires ‘TRAFFIC'.  Junction boxes for 120/240 electrical service shall be kept completely separate from junction boxes containing loop or sensor wiring.  Label the covers of all junction boxes used to provide electrical service to ATR installations 'ELECTRIC’.

4.	Terminal Blocks.  Provide all terminal blocks with nickel, silver or cadmium plated brass binder head screw terminals.  Terminal blocks shall be a barrier type, 600 VAC, @20 amps, capacity for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips. Terminate all conductors to a terminal block including unused spares.

5.	Inductive Loops.  All inductive loops shall be in accordance with subsection 660-2.08, Conductors.  Conductors used for inductive loop detectors shall be UL listed as IMSA Specification #51-5-1984 Single Conductor PVC Nylon with tube jacket, TYPE THHN, AWG 14.

Loop lead-in cable home run shall consist of a twisted pair 18AWG stranded tinned copper wire with polyethylene insulation, covered with an aluminum foil shield, stranded copper drain wire, and PE outer jacket conforming to IMSA Specification #50-2-1984.

Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, an aluminum shield and overall PVC or PE jacket.

- Style CBA3 cabinets.  CBA3 Cabinets shall meet or exceed the specifications and be fabricated in accordance with IRD Assembly Number 10200501, available from International Road Dynamics.

All cabinets shall meet or exceed a NEMA 3R rating.  Style CBA3 cabinets shall be in accordance with subsection 660-3.05, controller cabinets.  In addition, CBA3 cabinets shall be in accordance with subsection 660-3.05, controller cabinets.  In addition, CBA3 cabinets shall meet the following requirements:

- Cabinet Dimensions.  The cabinet shall be 1956-mm high, 1118-mm wide, and 660-mm deep.

- Cabinet Construction.  The cabinet and door shall be constructed from 5052-H32 or better sheet aluminum alloy with seams ground to a smooth finish, unpainted, with a smooth grain finish on the exterior, with stainless steel (SS) hinges and fittings.  The cabinet shall be totally enclosed with six (6) sides and a full front access.  The cabinet shall be mounted on a newly constructed concrete pedestal as shown on the plans.

- Door.  The door shall be full front access with rolled flanges and neoprene rubber gaskets with stops to hold the doors in a full open position.  The door shall have stiffeners on the interior and a plan pocket mounted inside.  Ventilation shall be provided with louvers and replaceable filters in the lower part of the door.  Filters shall allow air flow and block dust and snow from entering the cabinet. Filters shall be protected with a ventilated metal plate on the exterior. There shall be no other auxiliary doors or openings in the cabinet.  The latching mechanism shall be 3-point draw roller type.  The center catch and pushrods shall be either stainless steel or cadmium plated, Type II Class I, equal or better.

- Latch/Lock.  The latching mechanism shall be a 3-point draw roller type.  The center catch and pushrods shall be either stainless steel or cadmium plated, Type II Class I, equal or better.  Rollers shall have a minimum diameter of 19-mm and will be made of nylon.  A stainless steel operating handle shall be furnished with a 19-mm

shank.  The lock shall be a Corbin #2 lock keyed to match existing Highway Data Section (HDS) cabinets.  Two keys shall be furnished with each lock.

- Shelves.  Adjustable equipment shelves shall be mounted on rails inside of cabinet and be supported on both sides.  Rails for horizontal adjustment shall be located at the top and bottom of both sides of the cabinet.  There shall be 4 vertical rails mounted on both sides of the cabinet, and 4 mounted on the back for a total of 12 inside each CBA3 cabinet.

- Ventilation.  Ventilation shall be provided with louvered vents in the front door with a removable air filter.   Louvers shall satisfy the NEMA rod entry test for 3R ventilated cabinets.  The filter shall cover the vents and shall be held firmly in place with bottom and top brackets and a spring-loaded top clamp.  Exhaust air shall be vented out between the top of the cabinet and the door.

- Circuit Breaker Panelboard.  There shall be an enclosed circuit breaker panelboard mounted on the inside lower right center near the front of the cabinet.  The panelboard shall be rated for 70 Amps, MLO, 120/240 Volts, Single Pole, 3 wire, NEMA 1, 10,000 AIC. Surge protection shall be provided with the panelboard.  The panelboard shall contain four (4) GFCI protected 20 Amp circuit breakers.  The panelboard shall be SQD Q024l70F/S (equal or better).

- Receptacles.  Four (4) duplex one-quad, four-outlet, 110-volt receptacles shall be installed in the cabinet; mount as shown on the shop drawings.

- Cooling Fan.  A thermostatically controlled fan in the top of the cabinet shall operate at a settable high temperature limit and exhaust air through a filtered and hooded vent at the top front of the cabinet.

- Light.  An interior light shall be supplied to operate with a spring actuated door switch.  The light shall be a 60W incandescent T-10 style bulb in sheet metal housing with SS wire guard, approximately 25-mm in profile, similar or equal to A-LTDA1.

k.	Heater.  A cabinet heater similar or equal to Hoffman DAH8001B shall be installed and thermostatically controlled.

l.	Low Temperature Power Cutoff.  A thermostat shall control electrical power to the IRD WIM electronics, turning off power to the WIM computer WIM computer when the internal cabinet temperature drops below the manufacturer’s recommended limit.

- Thermostats.  Thermostats shall have remote bulbs for heating, ventilation and power control.  Thermostats shall be Tradeline T631A1029 (equal or better) and set for heat ON at 15 degrees C or less, ventilation ON at 37 degrees C or greater, and power control OFF at 2 degrees C or less.

- Terminal Blocks.  Terminal blocks shall be mounted vertical on the left side of the cabinet as shown on the plans.

- Timer.  Electronic digital timers with internal battery backup shall be installed on the power circuit feeding the IRD WIM unit, and on the power to the code switch and modem.  The timers shall be set to momentarily turn OFF power at 1:40 AM and ON at 1:42 AM each day, causing the computer, modem and code switch to reset.  Timers shall be Intermatic Digi-set Model DTIC programmable heavy duty grounded digital timers (equal or better), available from Intermatic Incorporated, Intermatic Plaza Spring Grove, IL 60081-9698 (also available locally). Timers shall meet the following requirements:

- Rated Capacity: 15Amps (1875 Watts) Resistive, 15 Amps (1875 Watts) Inductive, 4 Amps (500 Watts) Tungsten, 250 Watt Motor Load, 120 Volts AC, 60 Hz.

- ON Time: Max. –23 Hours, 59 Minutes; Min. – Minute.

- Manual ON/Off Switch: permits normal use anytime without resetting.

- Conduit.  All wiring for all 120V equipment including circuit breaker panelboard, heater, light, vent fan, and power receptacles shall be in EMT, liquid tight metal flex conduit or metal clad.  Other lower voltage wiring to be terminated on terminal blocks and neatly trained within cabinet using wiring duct.

- Keyboard Tray.  A retractable tray shall be mounted to the bottom of the shelf below the IRD WIM computer monitor at a convenient height for operation of the keyboard.

- Certification.  Actual third party certification of the CBA3 Cabinet Assembly is NOT required.  However, the cabinet and assembly shall be fabricated similar to the high standards and workmanship required to meet third party certification.  The Cabinet Assembly consists of the cabinet itself and all high voltage (greater than 24 volts) components that are permanently installed, including the panelboard, receptacles, light and fan.  The Contractor may obtain detailed information on certification through an authorized local or national testing agency that complies with the American National Standards for Certification, Third-Party Certification program, ANSI Z34.1-1987, including ETL Testing Laboratories, Underwriters Laboratories (UL), Canadian Standards Association (CSA), Electro Test Incorporated (ETI) or MET.  All individual electrical components not permanently installed must be third party certified where applicable.

7.	Modem.  The Contractor shall supply and install a high-speed 56k fax/data external modem.  The modem shall be equal to or better than a 3Com U.S. Robotics 56k V.EVERYTHING COURIER Faxmodem.  The modem shall meet the following requirements:

a.	V.90 56 kbps ITU standard

b.	56 kbps X 2 technology.

c.	V.34 33.6 kbps ITU standard

d.	V.43/MNP 2-4 error control

e.	V.42bis/MNP5 data compression

f.	Faxing: Class 1 and 2.0, Group III 14.4 kbps send and receive

g.	Compatible with ITU and Bell standards from 56 kbps down to 1200 bps

8.	Remotely Controllable Code Operated Switch. The Contractor shall supply and install one remotely controllable code operated switch at Assembly H1. The code-operated switch shall meet the following requirements:

a.	Minimum four addressable ports

b.	Speed: 1200 bps to 115.2 kbps, each port individually settable.

c.	Flow Control: Hardware and/or X-ON/X-OFF

d.	Data Format: 7 or 8 data bits; odd, even, or no parity

e.	Connectors: DB25s (female); DTE/DCE strap-settable

f.	Power: 115 VAC, 60 Hz, 5 watts

The remotely controllable code operated switch shall be equal to or better than Black Box Corporation model GS-SW283A, 4-port (COS-4).

9.	Traffic Volume Counters.  The Contractor shall supply and install traffic volume equipment at Assembly H1. The equipment shall have the capability of counting traffic in all lanes.  The permanent traffic volume counter(s) shall be PEEK brand units available from PEEK Traffic Inc., 1500 N. Washington Blvd., Sarasota, FL 34236, Ph (800) 245-7660, and Fax (941) 365-0837.  The permanent traffic volume counters shall include:

a.	ADR model 2000

b.	16 loop count capacity

c.	Communications card

d.	Rechargeable battery

e.	On board 2 Meg memory

f.	Battery charger

g.	PC laptop communications cable

h.	Modem cable

i.	Loop detector cables

j.	User manual

10.	Weigh In Motion (WIM) Counters.  The Contractor shall supply and install a 5-lane weigh in motion system at Assembly H1. The roadside WIM electronics shall be equal to or better than International Road Dynamics (IRD) Model 1067 WIM system, IRD Assembly Number 100438, with necessary additions to accommodate specific requirements of this installation.  The sensors shall be equal to or better than PAT Equipment Corporation Bending PlatesTM.  WIM electronics and PAT Bending PlateTM are available from International Road Dynamics, 702 43rd Street East, Saskatoon, Saskatchewan S7K 3T9 Canada, phone (306) 934-6777, FAX (306) 242-5599.

11.	Warranty on WIM and Related Systems.  The Vendor shall provide the necessary labor, parts, materials, tooling, test equipment and facilities required to maintain the WIM and related systems.  This includes all cabinet components, bending plates, and other in-road sensors.

12.	Temperature Probe and Data Logger.  The Contractor shall provide and install a 1.8-meter temperature probe.  The temperature probe shall be equal to or better than a MRC Model TP101 temperature probe available form Measurement Research Corporation, 4126 4th Street NW, Gig Harbor, WA 98335, Phone (206) 851-3200.  The temperature probe shall meet the following requirement:

a.	Total of 16 thermistors.

b.	Degree of accuracy + 0.1 degree C.

c.	Thermistor number one on 300-mm wire lead.

d.	Thermistors at 75-mm spacing for first 300-mm.

e.	Thermistors at 150-mm spacing form 300-mm to 1.8 meters.

f.	Side mounted cable long enough to reach the cabinet without splices (does not require 4-prong plug).

The Data Logger for the temperature probe shall be equal to or better than a Model CR10X Measurement and Control Module, with CR10 Wiring Panel, PS12LA rechargeable Power Supply, SC32A Optically Isolated RS232 Interface, and model ENC 12/14 Enclosure, all available from Campbell Scientific, Inc., 815 W. 1800 N., Logan, Utah 84321-1784, Ph (801) 753-2342, Fax (801) 752-3268.  The Data Logger shall meet the following requirements:

a.	Storage capability for 16 thermal readings at one-hour internals for a minimum of 90 days.

- Battery and power supply/charging unit to enable continuous operation from 110 volt service.

c.	All RS232 interfaces, cables and connectors needed to complete the system.

13.	Pavement.  Pavement materials shall meet the following requirements:

a.	Asphalt Pavement.  Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement for Asphalt Concrete, Type II, Class A.

b.	Concrete Pavement.  Materials used for concrete pavement shall conform to Section 514, Portland Cement Concrete Pavement.

669-3.01 CONSTRUCTION REQUIREMENTS.

1.	Wiring. Install all wiring in accordance with subsection 660-2.09(A), Wiring. Terminate and solder all conductors (used and spares) to "spade" type terminal lugs.

a.	Properly terminate all unused pairs.  Terminate unused pairs at junction boxes within splices and label.  Terminate unused pairs at cabinets to a terminal block and label.

b.	All wiring shall have at least 0.6 meters of slack cable in each junction box and at least 2 meters of slack cable available in the equipment cabinet prior to the terminal block.

c.	Label all wiring in all junction boxes.

d.	Wiring splices shall conform to the details in the plans.

2.	Conduits.  Install all conduits in accordance with subsection 660-2.05, Conduit or as indicated on the plans.  Nylon pull cords shall be left in all conduits larger than 25 mm and in all spare conduits.  Drain holes shall be placed at the low points of all conduits.

3.	Junction Boxes.  Install all junction boxes in accordance with subsection 660-2.06, Junction Boxes or as indicated on the plans. Junction boxes used for ATR installations shall not contain any wiring of systems at or greater than 24 V or conduits carrying wiring of systems at or greater than 24 V.

4.	Inductive Loops.  Install and construct all inductive loops in accordance with subsection 660-4.01, Installation Details, unless otherwise specified on the plans.  The plans are not schematics; installation of the inductive loops shall closely conform to the location and layout of conduit runs shown in the plans.

All lead-in conduits from the edge of pavement to the inductive loops shall be straight and perpendicular to the centerline of the Road.

a.	Loops in Concrete.  Grind the PCC pavement, straight edge and bring the pavement into tolerances as provided in these Special Provisions and Section 514-3.12, AConcrete Pavement Smoothness@ prior to

slotting for inductive loops.  The Engineer will not permit the Contractor to install detector loops prior to confirmation that the roadway meeting the specified requirements.

The corners of the slot cuts in the PCC pavement shall be rounded to avoid sharp corners that may damage inductive loop wire.  Alternately, the Contractor may diagonally crosscut the beginning a maximum of 300 millimeters.  The Contractor may use the sawcutting method if the Engineer approves prior to beginning cutting.

Wash slot cuts in the pavement clean, blow out and thoroughly dry before installing inductive loop wire.  After the loop wire is placed, fill the sawcut with a 3M-epoxy loop sealant or an approved equal.

Center the inductive detector loops in the traffic lane plus or minus 25-mm tolerance.  Unless otherwise noted on the plans, form inductive loops of four turns of wire, and shall be 2 meters square with plus-or-minus 25 mm tolerance. Unless otherwise noted on the plans all inductive loops in a lane shall be located 6 meters from leading the edge to leading the edge with plus-or-minus 25-mm tolerance.  Align all inductive loops located in adjacent lanes within plus-or-minus 25-mm tolerance.

5.	Cabinets.  For purposes of estimating, assume the existing cabinet shall be located at station 302+50.  The Engineer will determine the final site for the cabinet and foundation.  Install the Style CBA3 control cabinet per subsection 660-4.01, Installation Details.  The Contractor shall provide the Engineer a Certification of Compliance from the manufacturer in accordance with the provisions of 669-2.01.

Effective seal the equipment to foundation seam to prevent weathering.

Install all conduits leading to the cabinet through the bottom of a junction box or from the load center. No conduit runs, including those for the inductive loops, WIM sensors, electrical or telephone services, shall be cut through the sides or top of the cabinet.

6.	PCC Pavement and Pavement Preparation.  The construction of the PCC pavement shall be in accordance with Section 514.

7.	Bending Plate and Electronics for WIM.

a.	Manufacturer's Representative: A manufacturer's representative shall be present to supervise installation of the Bending Plate WIM sensors and to commission the WIM equipment as a complete and fully functioning system.  The Contractor shall provide for and make all arrangements to schedule delivery of equipment and to schedule the manufacturer's representative.

b.	Placement of WIM Sensors: The placement of the various sensors is critical to achieving the specified accuracy of the WIM system.  All WIM sensors, including inductive loops shall be located in the field to within specified tolerances, and if necessary by a surveyor.

- Bending Plates. Neither concrete sawing for, nor removal of concrete for WIM scale frames, scale pits and sensors shall be performed until after the PCC pavement has been ground, straight-edged and brought into tolerance in accordance with Section 514-3.12.

The Engineer and Manufacturer’s Representative will determine the exact limits of the PCC pavement removal for WIM scale pit, frame and sensors.  The outlines of excavation in the PCC pavement shall be cut on a neat line with a power driven concrete saw before any material is removed.  The depth of such cuts shall be no less than the total thickness of the PCC pavement section or sections to be removed.  The PCC pavement and underlying base material shall be removed to the required depths for WIM scale pit installation as shown in the plans.  Removed materials shall be disposed of in accordance with the provisions in subsection 202-2.01.

The remaining material in place, after removing the PCC pavement and base to the required depths, shall be graded to a plane, watered and compacted.  The finished surface of the scale installation shall not extend above the grade established for the final finished PCC pavement.  Areas of the base material which are low as a result of

over excavation shall be filled, at the Contractor’s expense with PCC pavement at the time and in the same operation as the concrete is placed.

No blockouts shall be used in the PCC pavement construction for the scale pit and frame.  The bottom and sides of the excavation and scale frame shall act as the forms.  The steel frames for the Bending Plate shall be precisely located and leveled within the excavation, if necessary with assistance from a surveyor.  Dowels for connection to the concrete pavement section shall be installed.  A 50-mm PVC drain shall be installed.  Concrete for the PCC pavement, WIM sensors, scale pit and frame shall meet the provisions for portland cement concrete in Section 514

d.	Acceptance Testing for WIM: The Contractor shall perform acceptance testing to ensure compliance with subsection 669-3.02 Acceptance Testing.

8.	Utilities.  The Contractor shall provide and install the Load Center per the plans, specifications and the requirements of the appropriate Electrical Utility.  The Contractor shall provide and install all wiring from the Load Center to the equipment in the cabinet.  The Contractor shall request inspection of the Load Center by the Department of Labor, Division of Mechanical Inspection (DOL/DMI).  After approval of the Load Center by the DOL/DMI the Contractor shall inform the Resident Engineer as to when the Contractor needs electrical service at the Load Center.  The Contractor will provide sufficient time to enable the Resident Engineer to schedule the installation with the Electrical Utility prior to commissioning of the equipment.  The Resident Engineer will make arrangements in writing with the Electrical Utility to connect to the Load Center.  The Electrical Utility will provide service to the Load Center upon request of the Resident Engineer.

The Telephone Utility will provide and install a Network Interface Device (NID) on or near the Cabinet.  The Telephone Utility will provide and install underground wiring for telephone service, usually in association with the Electrical Utility when the Contractor installs electrical service.  The Contractor shall provide and install a RJ-11 telephone jack inside the Cabinet.  The Contractor shall provide and install all wiring to connect the telephone jack with the NID.  The Contractor shall inform the Resident Engineer as to when telephone the Contractor needs service at the telephone jack.  The Contractor will provide sufficient time to enable the Resident Engineer to schedule the installation with the Telephone Utility prior to commissioning of the equipment.  The Resident Engineer will make arrangements in writing with the Telephone Utility to install and connect the NID.  The Resident Engineer will inform the Contractor of the telephone number at the NID.

9.	Concrete Pavement Smoothness: The Portland cement concrete pavement smoothness shall be in accordance with Section 514-3.12, “Concrete Pavement Smoothness”.

10.	Field Inspection. Before installation (of conduit/wiring, inductive loops, bending plate equipment, piezoelectric cable axle sensors, and cabinets) the Contractor shall notify the Highway Data Section (HDS) in writing a minimum of 3 working days in advance (excluding Saturday, Sunday and State or Federal Holidays). A representative of the HDS shall be present to approve the installation prior to final burial or encasement. Any unacceptable installations shall be corrected and re-inspected for completeness prior to burial or encasement. Any installation buried or encased without approval by the Engineer shall be uncovered, removed, and/or replaced at the Contractor's expense.  Any expense or delay in the project scheduling will be the responsibility of the Contractor.

669-3.02 ACCEPTANCE TESTING.  The Contractor shall perform acceptance testing on all ATR installations.  The Contractor shall provide and make all arrangements for test vehicles and drivers as needed for the acceptance testing.

1.	General Tests.  All ATR installations shall have tests conducted in accordance with subsection 660-4.01, Installation Details.

2.	WIM Acceptance Tests. In addition to the General Tests, the Contractor shall perform Acceptance Tests on all weigh in motion installations after calibration of the WIM system has been performed.  Acceptance tests shall be performed to demonstrate that the WIM system performs at or above the required accuracy.  A representative of the Highway Data Section shall be on-site during final acceptance testing.  The Highway Data Supervisor shall certify in writing when the installation has met the requirements of the acceptance tests.

a.	Acceptance Tests shall consist of three vehicles (all in good mechanical shape) that will make ten passes over the WIM sensors in each lane at speeds varying from 8 kph to the posted speed limit.  The Contractor shall supply the vehicles.  Descriptions of the proposed test vehicles shall be submitted in writing by the Contractor at least 24 hours prior to scheduled performance of the test and shall be approved in writing by a representative of the Highway Data Section.

b.	The three test vehicles shall consist of a five axle, eighteen wheel single trailer vehicle (FHWA Class 9), a three axle, ten wheel single unit vehicle (FHWA Class 6), and a two axle, six wheel single unit vehicle (FHWA Class 5).

The Class 5 vehicle shall have a minimum spacing of 3.96 m and a maximum of 7.01 m between the steering and drive axles, a minimum weight of 953 kg and a maximum of 5442 kg on the steering axle.  The Class 5 vehicle shall have a minimum weight of 6803 kg and a maximum of 8163 kg on the driving axle.

The Class 6 vehicle shall have a minimum spacing of 3.96 m and a maximum of 7.01 m between the steering axle and the drive axle group, a minimum of 1.22 m and a maximum spacing of 1.83 m between the drive axles. The Class 6 vehicle shall have a minimum weight of 2721 kg and a maximum of 5442 kg on the front (steering) axle for normal-width tires, or a maximum of 8163 kg for wide tires, and a minimum weight of 9070 kg and a maximum of 17233 kg on the rear (drive) axle group.

The Class 9 vehicle shall have a minimum spacing of 3.96 meters and a maximum of 7.01 meters between the steering axle and the drive axle group, a minimum spacing of 1.22 meters and a maximum of 1.83 meters between the drive axles, a minimum spacing of 7.62 meters and a maximum of 13.72 meters between the drive axle group and the trailer axle group, a minimum spacing of 1.22 meters and a maximum of 1.8 meters between the trailer axles, a minimum weight of 2721 kg and a maximum of 5442 kg on the steering axle, a minimum weight of 9070 kg and a maximum of 14966 kg  on the drive axle group, and a minimum weight of 9070 kg and a maximum of 17234 kg on the trailer axle group.

All three test vehicles shall be fully loaded with non-shifting material to near legal weight limits.

c.	Inflate all tires on all three test vehicles to recommended pressures.

d.	Determine the gross weight of the vehicles and the weight of each axle group by weighing on a static scale (certified within the last 12 months before the test completion date), or at a scalehouse operated by the State of Alaska Department of Commerce, Division of Weights and Measures.  An axle group is any two axles whose midpoints are within 2.4 meters of each other.  For the test vehicles, the Class 9 single trailer vehicle has three axle groups, while the Class 6 and Class 5 each has two axle groups.

e.	Compute the difference in value or error between the weight of each axle group or vehicle gross weight as follows:

d = 100(W - R)

R

where:

d =	difference between WIM value and reference value

W =	WIM value, or weight as measured by the WIM system

R =	Reference value, or weight as measured by a static scale

f.	The Accuracy requirements for the WIM equipment consist of a maximum error plus or minus twelve percent with a ninety-four percent confidence interval (i.e., + 12% with 94% confidence) for axle group weights, and a maximum error plus or minus ten percent with a ninety-four percent confidence interval (i.e., + 10% with 94% confidence) for gross vehicle weights.

For each test vehicle, no more than two of the axle group weights measured by the WIM system can differ from the axle group weights as measured at the scalehouse by more than twelve percent.  Similarly, for each test vehicle, no more than two of the gross vehicle

weights measured by the WIM system can differ from the gross vehicle weights as measured at the scalehouse by more than ten percent.

g.	Calculate errors, or differences between the weights as measured by the WIM and weights as measured at the scalehouse, on ten consecutive passes of each of the three test vehicles at various speeds. If more than the maximum number of errors is observed, recalibrate the equipment and perform the Acceptance test again until the system meets the accuracy specifications.

669-3.05 DELIVERABLES.  Submit all deliverables to the Engineer prior to final approval of the work or as otherwise called for herein.

1.	Equipment List(s) and Drawings.  The Contractor shall submit, for review and approval by the Highway Data Supervisor, within thirty days following the award of the contract, three collated copies of a portfolio of equipment and materials, which he proposes to install for the ATRs.  The portfolio(s) shall consist of a table of contents that includes each item's intended use(s), and a description that includes product name, manufacturer, model or part number.

The Materials Submittal shall include a detailed shop drawing of the Style CBA3 cabinet showing the location of all mounted components, including the thermostatically controlled heater, thermostatically controlled exhaust (cooling) fan, switched florescent light, shelves, Corbin #2 locks keyed to match existing Highway Data Section cabinets with Corbin locks, Ground Fault Interrupt (GFI) circuit

breakers, three sets of four 110 volt receptacles, eight sets of twelve position terminal blocks, surge protectors for all electrical and telephone equipment.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and the Highway Data Section have reviewed and approved materials.

2.	Utility Schedule.  The Contractor shall submit, for review and approval by the Highway Data Supervisor within sixty days following the award of the contract, three collated copies of a schedule to replace or reinstall and activate electrical and telephone utilities to the ATR cabinet at Assembly H1.  The Utility Schedule will clearly identify in detail what actions the Contractor shall take to ensure timely activation of electrical and telephone serve, when the activity will occur, and who is responsible for completing each action.  The schedule shall include the name, employer, position title and telephone number of both who is to be contacted and who is to be responsible for completing each action.

3.	As-Built Plans and Photographs.  The Contractor shall prepare four complete sets of as-built plans that will be kept current with the construction.  These as-built plans shall detail all construction changes made to the plans and also include the following information on the appropriate sheets:

a.	The location and depth of all inductive loops and conduit runs, and,

b.	The station and offset of all junction boxes.

Redlines of full size construction plans will be acceptable.

Three sets of as-built plans shall be presented to the Engineer, and the Contractor shall affix one set in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation.

The Contractor shall present photographs and 35-mm negatives documenting the installation of all inductive loops.  The photos shall show the loops in place.  The photographs shall include at least one view of each loop showing the conduit to the nearest junction box, and at least two overall views of each ATR installation showing placement of the inductive loops.  The photographs shall be 125-mm x 175-mm color prints, and label with the date, time, and identification of each loop as indicated on the plans (for example; H1 - W1NLA). All photographs shall be placed in a 3-ring binder with plastic non-glare pocket sheets.

4.	Test Results.  Provide written or printed copies of the final results of all tests, signed by the Contractor, to the Engineer prior to acceptance of the Automated Traffic Recorder Installation.  Conduct tests in accordance with subsection 660-4.01, Installation Details.

Submit written (computer printout) results and copies of the electronic data files, collected during performance of the WIM System acceptance test, to the Highway Data Supervisor prior to acceptance of completion of the WIM system.

5.	Manuals.  The Contractor shall provide all installation, repair and operation manuals for all traffic volume, classification, weigh-in-motion and automated vehicle identification units to the Project Engineer for transmittal to the Highway Data Supervisor.

6.	Materials.  The Contractor shall provide any and all epoxy grout remaining after installation to the Project Engineer for transmittal to the Highway Data Supervisor.

669-4.01 METHOD OF MEASUREMENT.  The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder Installations as shown on the plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT.  The contract lump sum paid for the Automated Traffic Recorder installation at the location shown in the plans and bid schedule shall include full compensation for furnishing all labor, materials, tools, equipment and incidentals, and for doing all the work involved in installing the Automated Traffic Recorder described in this

Section, complete and in place, including concrete removal for scale pit and frame installations, AVI, CMS, washing slots, furnishing and installing drain pipes to complete the work as specified, with the following exceptions:

1.	Backfill materials required will be paid for under their respective pay items.

2.	Asphalt required will be paid for under a separate pay item.

3.	Concrete required will be paid for under a separate pay item.

4.	Installation of wiring and service to the Load Center(s) will be paid for under the Utility Agreement for Electrical Service.  Installation of wiring and service to the Network Interface Device(s) (NIDs) will be paid for under the Utility Agreement for Telephone Service.

Excavation, load centers, as-built plans, the manufacturer's representative and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder Installations.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1) H1	Automated Traffic Recorder	Lump Sum

SECTION 703

AGGREGATES

Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 25 mm | 100 |
| 19 mm | 70-100 |
| 9.5 mm | 50-79 |
| 4.75 mm | 35-58 |
| 2.36 mm | 20-47 |
| 0.600 mm | 10-26 |
| 0.300 mm | 6-19 |
| 0.075 mm | 0-6 |

(2/28/00)R117M

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04 SIGN POSTS. Under item 1., Metal Pipe Posts, add the following to paragraph a.: Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Under Item 2., Perforated Steel Posts, in the first sentence of paragraph a, change “ASTM A 446" to read “AASTM A653 and ASTM A924".

Add the following:

6.	Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501. The tubing shall be square and of the dimensions called for in the plans with 5 millimeters thick walls. Drill holes 11 millimeters in diameter to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection. Repair damaged and abraded tubes and beams in accordance with 1.c. of this subsection.

(2/29/00)R81M

APPENDIX A

CONSTRUCTION SURVEYING REQUIREMENTS (METRIC)