PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

(METRIC)

98M

SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Design computations

b.	DeArmoun Road Cross Sections

c.	DeArmoun Road Geotechnical Report

d.	State of Alaska Department of Transportation and Public Facilities publication, Alaska Storm Water Pollution Prevention Plan Guide, October 2001.

e.	Laboratory Manual of Alaska Test Methods and Standard Practices (Price $20.00)

f.	Standard Specifications for Highway Construction (Metric) 98M (Price $25.00)

- Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 269-0647.

3.	The Department has an approved environmental document addressing concerns and environmental commitments and it is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0534.

4.	Contract items under Section 643, Traffic Maintenance, are no longer creditable under the Disadvantaged Business Enterprise Program for DBE credit as subcontractable items.  The only current exception is item 643(3), Permanent Construction Signs.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1 (800) 770-6236.

5.	In the case of a DBE Goal, the Department will modify the contract award process, as follows:

Prior to the award, the Department has been allowing a low bidder who did not submit sufficient good faith efforts (GFE) documentation to submit additional DBE participation to meet the goal stated in the bid documents then.  The FHWA has informed us that this practice is not allowable. If the Contractor submits GFE documentation founded to be insufficient, the bidder is nonresponsive.

For contract DBE requirements, refer to Section 120, DBE Program.  For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

- The United States Department of Transportation has issued new regulations for the DBE Program (49 CFR Part 26).  New eligibility criteria for DBE firms have been added, including consideration of Personal Net Worth (PNW) of the DBE owner(s).  This new criterion will be used to verify continued certification in the DBE Program.

## SECTION 101

## DEFINITIONS AND TERMS

Standard Modifications

101-1.03 DEFINITIONS.  Add the following:

## Interim Work Authorization.  A written order by the Engineer initiating changes to the Contract, within its general scope, until a subsequent Change Order is executed. (06/25/99)M68

NON-FROST SUSCEPTIBLE.  Material that contains 6 percent or less passing the 0.075mm screen as determined by sieve analysis performed with WAQTC FOP for AASHTO T 27/T 11 on minus 75mm material. (11/29/01)R1M98

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Special Provisions

102-1.11 ADDENDA REQUIREMENTS.  Delete this Subsection in its entirety and substitute the following: Addenda will be issued to the individual or company to whom bidding documents were issued.  Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph, courier, and in special circumstances by phone.  Addenda will be issued to the address, telefacsimile number or phone number as stated on the planholder's list unless picked up in person or included with the bid documents.  It is the bidder's responsibility to insure that he has received all addenda affecting the Invitation For Bids.  No claim or protest will be allowed based on the bidder's allegation that he did not receive all of the addenda for an Invitation For Bids.

All addenda shall be acknowledged on the Proposal or by telegram or telefacsimile prior to the scheduled time of bid opening.  If no addenda are received by the bidder, the word "None" should be entered on the Proposal Form. (2/1/00)R171M98

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Standard Modifications

103-1.01 CONSIDERATION OF BIDS.  Add the following after item 9.:

In addition to the circumstances described above, the Contractor may request permission from the Contracting Officer to add or replace a listed subcontractor.  The request must be made in advance, in writing, specifically detailing the basis for the request, and shall include appropriate supporting documentation.  The Contracting Officer will approve the request if it is determined to be in the best interest of the State. (10/28/99)M84

Standard Modifications

103-1.02 AWARD OF CONTRACT.  In the third paragraph, change: “practical” to: “practicable”. (06/25/99)M69

## SECTION 105

## CONTROL OF WORK

### Standard Modification

105-1.02 PLANS AND WORKING DRAWINGS.  Replace the fifth paragraph with the following:

Upon receipt of an approved copy of the shop working drawings, the Contractor shall furnish to the Engineer:

1.	Enough additional copies to provide 8 approved sets of prints.

2.	One set of reproducible transparencies (polyester film).

3.	If requested, an electronic file in AutoCAD drawing interchange format (.DXF).

(09/30/99)M85

Special Provisions

105-1.06 COOPERATION WITH UTILITIES. Add the following: Request locates from all the utilities having facilities in the area.  Use the Alaska Digline, Inc. Locate Call Center for the following utilities:

| ALASKA DIGLINE, INC. Anchorage Area………………… 278-3121 Statewide…………………….800-478-3121 Who will notify the following: |  |
| --- | --- |
| - ACS | - ENSTAR Natural Gas |
| - Anchorage Water & Wastewater | - GCI |
| - Chugach Electric Assoc. | - MOA Street Maint. Dept. |

Call the following utilities and agencies directly:

Contact the Central Region Maintenance & Operations Office at 269-0760 to obtain the appropriate District Superintendent’s phone number for this project.

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

Work around those utilities not designated for relocation in the plans and the following utility specific coordination.  You shall bear the expense for any changes or additional relocation requested for your convenience.

Work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

You shall bear the responsibility for any changes in contract scheduling that result in the conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Schedule and coordinate the utility relocations with project construction as set forth in Section 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required prior to utility relocation.

Payment will be made as follows:

- Subsidiary to Item 642(1), Construction Surveying, if you are required to provide the surveying as part of the contract; and/or,

- Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of your two (2) week work plan, or not required by the contract.

The utility shall give you, through the Engineer, fifteen (15) calendar days advance written notice for required staking.

Provide the Utility Companies fifteen (15) calendar days advance written notice of the relocations described below to begin.  The Utility Companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work prior to commencing with another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit you, through the Engineer, from working near the utility’s facilities when the ground is frozen.

Specific coordination requirements for the specific utilities are included below:

(4/1/03)R3M98

Sequencing of Work shall be staged as shown in the Plans for Construction Sequencing.

Alaska Communications System (ACS) has existing overhead and underground communications facilities that are located in various areas within this project’s limits that are in conflict with the proposed roadway realignment and excavation and will require relocation.  This relocation work will be performed after the Contractor has constructed a manhole and duct system in accordance with Section 680 and the Plans.  Coordination with ACS will be required, as described in these specifications.

The Contractor installed manhole and duct system includes road crossings for ACS at the following locations:

- Station 0+405 – 1-100mm PVC.

- Station 1+607 – 3-100mm PVC.

- Station 1+794 – 24-100mm PVC.

Relocation work includes, but is not necessarily limited to:

- Station 0+213 to 2+420, north.  Construct new manhole and duct system.

- Station 0+213 to 2+420, south.  The ACS telephone 2400-pair cables and the two fiber optic cables are within the excavation limits or under the widened pavement on the south side of centerline.  ACS will relocate cables after the Contractor completes the new manhole and duct system.

The Contractor shall notify ACS at 564-1691, fifteen (15) calendar days prior to starting relocation on this project, to establish a point of contact as well as determine where to send the written notice to ACS.

The Contractor shall allow ACS eighty (80) calendar days to place all of the new cables and complete all the required splicing.

Chugach Electric Association, Inc. (Chugach) has existing overhead and underground electrical facilities located within this project’s limits that are in conflict with the proposed roadway realignment and excavation and will require relocation.

- Station 0+340 to 1+920, north side.  Thirteen poles will be replaced and/or relocated, and conductors realigned.

- Station 1+810, north side.  Anchor and guy will be replaced and relocated to accommodate new path.

- Station 1+500 to 1+600, south side.  Two off-project poles will be replaced and relocated, and conductors realigned.

- Station 0+340 to 1+920.  Six overhead crossings will be replaced and/or realigned.

The Contractor shall notify Chugach at 563-7494, fifteen (15) calendar days prior to starting relocation on this project, to establish a point of contact as well as determine where to send the written notice to Chugach.

ENSTAR Natural Gas Company (Enstar) has existing natural gas distribution facilities located within this project’s limits that are in conflict with the proposed roadway realignment and excavation and will require relocation.  Portions of this relocation work will be performed after the Contractor has constructed road crossing casings in accordance with Section 683 and the Plans.

The Contractor shall install road crossing casings, for Enstar insertion of gas mains, at the follow locations and as depicted on the plans:

- Station 0+343 – 150mm PVC casing (for 100mm plastic main by Enstar).

- Station 0+515 – 100mm PVC casing (for 50mm plastic main by Enstar).

- Station 1+060 – 150mm PVC casing (for 100mm plastic main by Enstar).

- Station 1+135 – 100mm PVC casing (for 50mm plastic main by Enstar).

- Station 2+230 – 150mm PVC casing (for 100mm plastic main by Enstar).

The Enstar gas line will be relocated by Enstar at the following locations:

- Station 0+340 to 1+725, south side.  (ENSTAR Phases 1 and 2).  The gas line is either in the roadway excavation prism, or under the widened pavement, which will require relocation.  Enstar will also install a road crossing at Station 1+175 when the existing transmission line is excavated for removal of the existing 400mm (16-inch) steel casing.

- Station 1+725 to 2+420, north side.  (ENSTAR Phase 3).  The gas line is either in the roadway excavation prism, or under the proposed pavement, which will require relocation.

The Contractor shall notify ENSTAR at 264-3744 fifteen (15) calendar days prior to starting relocation on this project to establish a point of contact, as well as determine where to send the written notice.  Prior to starting the ENSTAR relocation the Contractor shall clear and grub along DeArmoun Road.

The Contractor shall allow ENSTAR thirty-five (35) calendar days to complete Phase 1 work (Westwind Drive to Mainsail Drive).  The Contractor shall allow ENSTAR thirty (30) calendar days to complete Phase 2 work (Mainsail Drive to Elmore Road).  The Contractor shall allow ENSTAR twenty-one (21) calendar days to complete Phase 3 work (Elmore Road to McDonell Road).

ENSTAR will install Phase 4 work (off-project, Westwind Drive east to Lake Otis Parkway).  Phase 4 work will be installed after all in-conflict work has been completed.  Phase 4 work does not require additional days to complete.

GCI Communications (GCI) has existing underground coaxial and fiber optic cables that are located in various areas within this project’s limits that are in conflict with the proposed roadway realignment and excavation and will require relocation.  This relocation work will be performed after the Contractor has constructed a pedestal, vault, and duct system in accordance with Section 680 and the plans.

The Contractor installed pedestal, vault, and duct system includes road crossings for GCI at the following locations:

- Station 0+740 – 1-100mm PVC.

- Station 1+010 – 1-50mm PVC.

- Station 1+402 – 1-50mm PVC.

- Station 1+820 – 3-100mm PVC with 8-30mm HDPE inner-ducts, concrete encased.

The GCI coaxial and fiber optic cables are in conflict with this project in the following locations:

- Station 0+740 to Station 2+105.  Due to conflicts the GCI coaxial and fiber optic cables will be relocated into the new utility duct under the asphalt pathway on the north side of DeArmoun Road.

- Station 0+740 to Station 0+805, south.  Due to conflicts the GCI coaxial and fiber optic cables will be relocated into new conduit.

The Contractor shall notify GCI at 265-5400 fifteen (15) calendar days prior to starting relocation on this project to establish a point of contact, as well as determine where to send the written notice.  Prior to starting the GCI relocation the Contractor shall complete construction of the utility duct system.  The Contractor shall allow GCI eighty (80) calendar days to relocate the coaxial and fiber optic cables.

105-1.07 COOPERATION BETWEEN CONTRACTORS.  Add the following: The following project will be under construction concurrently with this project:

Title:		Elmore Road Improvements, DeArmoun Road to Huffman Road

Owner:	Municipality of Anchorage, Project Management and Engineering (MOA)

Contractor:	To be determined

Coordinate traffic control, construction, and material hauling operations with the prime contractor of the above project so as to minimize impact on the travelling public, and to minimize conflicts with the work being performed under the other contract.  (2/1/00)R175M98

Construction of storm drain improvements at Elmore Road requires specific coordination with the MOA Elmore Road contractor.  The Elmore Road storm drain connects to storm drain manhole S25 to be constructed under this contract.  The Contractor shall make affirmative efforts to coordinate storm drain construction with the MOA contractor for connection to manhole S25 while it is installed.  In the event that concurrent construction cannot be scheduled, comply with one of the following as appropriate:

- If the MOA contractor installs the Elmore Road storm drain before manhole S25 is constructed, the MOA contractor will construct the Elmore Road storm drain to the planned location of manhole S25 at the line, grade, and elevations depicted in the plans; plug the outlet end of the pipe with a removable plug; mark the end of the pipe with a vertical 2X4 board extended to flush with finish grade; and backfill the pipe trench.  When the Contractor constructs manhole S25, the Contractor shall uncover the pipe end, remove the plug, and connect the pipe to the new manhole S25.

- If the Contractor installs manhole S25 before the MOA Elmore Road storm drain is constructed, the Contractor shall install a pipe north from manhole S25 to the project limits at the plan line, grade, and elevations, with a removable plug and 50mmx100mm (2x4) marker board extended to flush with finish grade at the inlet end.  The stub-out is intended for the MOA contractor to connect without undermining DeArmoun Road street improvements.

Coordination of paving, landscaping, and other surface improvements at the intersection of DeArmoun Road with Elmore Road is also required.  The plans depict the interface between the two projects.

105-1.15 PROJECT COMPLETION.  Delete the last paragraph and substitute the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work specified under Subsection 618-3.04, Maintenance of Seeded Areas; and Subsection 621-3.04, Period of Establishment; Subsection 641-2.01, Storm Water Pollution Prevention Plan (SWPPP) Requirements and Subsection 641-3.01, Construction Requirements, a letter of project completion will be issued by the Engineer.  Project completion will relieve the Contractor from further maintenance responsibilities, except under Subsections 618-3.04, and 621-3.04, 641-2.01 and 641-3.01, and will stop the count of contract time but will not relieve him of any obligations under the Contract. (02/06/02)R237M98

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES.  Delete this Subsection in its entirety and substitute the following:  Notify the Engineer as soon as you become aware of any act or occurrence which may form the basis of a claim for additional compensation or an extension of Contract time or of any dispute regarding a question of fact or interpretation of the Contract.

If the matter is not resolved by agreement within 7 days, submit any Intent to Claim, in writing, within the next 14 days.

If you believe additional compensation or time is warranted, immediately begin keeping complete, accurate, and specific daily records concerning every detail of the potential claim including actual costs incurred.  Give the Engineer access to any such records and furnish the Engineer copies, if requested.  Equipment costs must be based on your internal rates for ownership, depreciation, and operation expenses and not on published rental rates.

Submit any Claim to the Contracting Officer, in writing, within 90 days of the act or occurrence forming the basis of the claim.  The Contracting Officer will acknowledge receipt of the Claim in writing.

You waive any right to claim if the Engineer was not notified properly or afforded the opportunity to inspect conditions or monitor actual costs.

The Claim must include all of the following:

- The act, event, or condition the claim is based on.

- The Contract provisions which apply to the claim and provide relief.

- The item or items of Contract work affected and how they are affected.

- The specific relief requested, including Contract time if applicable, and the basis upon which it was calculated.

- A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of your knowledge and belief, and that the amount requested accurately reflects the Contract adjustment which you believe is due.

The Claim, in order to be valid, must not only show that you suffered damages or delay but that it was caused by the act, event, or condition complained of and that the Contract provides entitlement to relief for such act, event, or condition.

The Department can make written request to you at any time for additional information relative to the Claim.  Provide the Department such additional information within 30 days of receipt of such a request.  Failure to furnish such information may be regarded as a waiver of the Claim.

You will be furnished the Contracting Officer’s Decision within 90 days, unless additional information is requested by the Contracting Officer.  The Contracting Officer’s Decision is final and conclusive unless, within 14 days of receipt of the decision, you deliver a Notice of Appeal to the Appeals Officer.  Procedures for appeals are covered under AS 36.30.625 and AS 36.30.630.  (03/26/01)M101

Add the following: Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district. (3/21/01)R93

## SECTION 106

## CONTROL OF MATERIAL

Special Provisions

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.  Add the following:

Buy America Provision.   The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products that are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States.  The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition.  These processes include rolling, extruding, machining, bending, grinding, drilling, etc.  The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore.  It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework).  Further, it does not apply to materials which remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement.  There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-Aid Highway Program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

Take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision.  Non-conforming products shall be replaced at no expense to the State.  Failure to comply may also subject the Contractor to default and/or debarment.  False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020. (8/31/99) S13

# Special Provisions

106-1.02  LOCAL MATERIAL SOURCES.  Add the following under Item 2. Inspection and Acceptance.:  In compliance with 30CFR46.11, have the Operator of the sand and gravel surface mine (materials source) provide Site-specific Hazard Awareness Training for all the Engineer’s personnel (non-miners) before beginning any operations in your surface mine.  Offer the training at each surface mine that will be used to supply processed aggregates.  A competent person must provide the training in accordance with the Operator’s written training plan as approved by the Mine Safety and Health Administration, and covering the following items:

- Site specific health and safety risks.

- Recognition and avoidance of hazards.

- Restricted areas.

- Warning and evacuation signals.

- Other special safety procedures.

- Site tour.

Upon completion of this training, the Engineer’s personnel will sign a Visitor’s Log Book to indicate that training was provided.  (05/01/02)R262M98

106-1.03 TESTING AND ACCEPTANCE. Add the following:

When the specifications refer to the following test methods, use the corresponding ‘New Test Method’ shown below.  ATM = Alaska Test Method.  AASHTO = American Association of State Highway and Transportation Officials.  FOP = Field Operating Procedure.  WAQTC = Western Alliance for Quality in Transportation Construction.

Test Method	New Test Method

ATM T-1	Alaska FOP for AASHTO T 87/T 88

ATM T-3	Alaska FOP for AASHTO T 205

ATM T-4	WAQTC TM 1

ATM T-5	WAQTC FOP for AASHTO T 255/T 265

ATM T-6	Alaska FOP for AASHTO T 267

ATM T-7	WAQTC FOP for AASHTO T 27/T 11

ATM T-8	WAQTC FOP for AASHTO T 152

### ATM T-11	WAQTC TM 7 and WAQTC FOP for AASHTO T 224

ATM T-18	WAQTC FOP for AASHTO T 166/T 275

ATM T-22	WAQTC TM 8

ATM T-23	WAQTC TM 4

ATM T-25	WAQTC TM 6

AASHTO T 2	WAQTC FOP for AASHTO T 2

AASHTO T 23	WAQTC FOP for AASHTO T 23

AASHTO T 27/T 11	WAQTC FOP for AASHTO T 27/T 11

AASHTO T 30	WAQTC FOP for AASHTO T 30

AASHTO T 40	WAQTC FOP for AASHTO T 40

AASHTO TP 53/T 308	WAQTC FOP for AASHTO TP 53

AASHTO T 85	WAQTC FOP for AASHTO T 85

AASHTO T 87/T 88	WAQTC FOP for AASHTO T 87/T 88

AASHTO T 89	WAQTC FOP for AASHTO T 89

AASHTO T 90	WAQTC FOP for AASHTO T 90

AASHTO T 99/T 180	WAQTC FOP for AASHTO T 99/T 180

AASHTO T 119	WAQTC FOP for AASHTO T 119

AASHTO T 121	WAQTC FOP for AASHTO T 121

AASHTO T 152	WAQTC FOP for AASHTO T 152

AASHTO T 164	WAQTC FOP for AASHTO T 164

AASHTO T 166/T 275	WAQTC FOP for AASHTO T 166/T 275

AASHTO T 168	WAQTC FOP for AASHTO T 168

AASHTO T 176	WAQTC FOP for AASHTO T 176

AASHTO T 182	Alaska FOP for AASHTO T 182

AASHTO T 205	Alaska FOP for AASHTO T 205

AASHTO T 209	WAQTC FOP for AASHTO T 209

AASHTO T 224	WAQTC FOP for AASHTO T 224

AASHTO T 248	WAQTC FOP for AASHTO T 248

AASHTO T 255/T 265	WAQTC FOP for AASHTO T 255/ T 265

AASHTO T 267	Alaska FOP for AASHTO T 267

(07/26/01)S 87

## SECTION 107

## LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

Special Provisions.

107-1.02 PERMITS, LICENSES AND TAXES.  Add the following: Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715.  If you discover cultural resources during construction activities, stop work at that site and notify the Engineer.

Provide a wetland specialist able to conduct wetlands determinations and delineations in accordance with the Corps of Engineers 1987 Wetland Delineation Manual.  The wetland specialist shall conduct the determination and delineations of any site outside the project limits or not previously permitted, impacted by your operations.  These delineations will be subject to Corps of Engineers approval.

Provide the Engineer a copy of all permits or clearances received prior to using any site outside the project limits.  Additionally, provide the Engineer a written statement that all necessary permits or clearances have been obtained.  Also provide a written statement to the Engineer listing agencies or offices contacted which responded that no additional action is required.

Add the following: The Department has received the following permits on the Contractor's behalf:

1.	Alaska Department of Environmental Conservation (ADEC) Storm water letter of no objection 031-WW-296-030.

Provide all necessary information to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge storm water from the construction site.  Refer to Section 641, Erosion, Sediment, and Pollution Control for requirements for this permit.

Municipality of Anchorage (MOA) Right-of-Way Use permit(s) will be required.  The Municipality will require a copy of the approved Traffic Control Plan and a copy of the Notice to Proceed from you.

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.  Add the following:  If you require water for any construction purpose from a non-municipal water source, obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624. (05/29/02)R7M98

Add the following: The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES.  Add the following before the last paragraph: When construction activities meet any of the following conditions, advise the appropriate owning Utility(s) in writing at least 24 hours in advance of the work.

1.	Operations anticipated being within 3 m of an overhead electrical line.

2.	Operations anticipated to be within 0.9 m of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment that is capable of coming within 3 m of an overhead electrical line.

The notice shall indicate the location and duration of the work.

Provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 4.6 m (15 feet) of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services. (7/30/99)R170M98

Add the following subsection:

107-1.21 FEDERAL AFFIRMATIVE ACTION.  The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120

Training Program	Section 645

Federal EEO Bid Conditions	Form 25A-301

EEO-1 Certification	Form 25A-304

DBE Subcontractable Items	Form 25A-324

ADOT&PF Training Program Request	Form 25A-310

# Training Utilization Report	Form 25A-311

Contact Report	Form 25A-321A

DBE Utilization Report	Form 25A-325C

Summary of Good Faith Effort Documentation	Form 25A-332A

Required Contract Provisions, Federal-Aid Contracts	Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.

(08/13/98)S80

SECTION 108

## PROSECUTION AND PROGRESS

# Standard Modification

108-1.01 SUBLETTING OF CONTRACT.  Delete the last paragraph under Item 4. and add the following to Item 5.:

The Contractor shall ensure that the required prompt payment provisions of AS 36.90.210 are included in all subcontracts. (10/28/99)M70

Special Provision

108-1.03 PROSECUTION AND PROGRESS.  Delete the last sentence of the first paragraph and substitute the following:  Submit the following at the Preconstruction Conference:

Delete item 1. A progress schedule.  and substitute the following:

1.  A Critical Path Method (CPM) Schedule is required, in a format acceptable to the Engineer, showing the order in which the work will be carried out and the contemplated dates on which the Contractor and subcontractors will start and finish each of the salient features of the work, including any scheduled periods of shutdown.  Indicate any anticipated periods of multiple-shift work in the CPM Schedule.  If revisions to the proposed CPM Schedule are required, make them promptly.  Promptly submit a revised CPM Schedule if there are substantial changes to your schedule, or upon request of the Engineer.

(12/13/02)R261M98

Delete Item 5 of the first paragraph and substitute the following:

- The submittals identified under Subsection 641-1.03, Submittals.  (01/31/02)R160M98

108-1.06 DETERMINATION AND EXTENSION OF CONTRACT TIME.  Delete the 2nd paragraph under item 3 “Suspension and Extension of Contract Time,” and substitute the following:

The count of Contract time shall continue through the suspension of work in the following conditions:

- those instances where the Engineer orders suspension of the work for unsafe conditions,

- for failure by the Contractor to carry out contractual provisions, or

- for failure to carry out orders given by the Engineer within the limits of his contractual authority.

In the instance where the Engineer suspends a controlling item of work due to adverse weather conditions for one or more calendar days, the number of days included in the suspension period shall extend the completion date. (2/15/01)R242M98

SECTION 109

## MEASUREMENT AND PAYMENT

Standard Modification

109-1.05 COMPENSATION FOR EXTRA WORK.  Under item 1. Labor.  Delete: “(supported by proof of rates)”.

Delete paragraph d., and substitute the following:

d.	plus Workers’ Compensation at 8% of a.  The actual net rate will be used only when it exceeds 10% and when proof of rates are submitted within 30 days of the completion of the extra work. (5/31/00)M90

Under item 1. Labor replace sub-paragraphs e. and f., with the following:

e.	plus either subsistence and travel allowances, or prorated camp costs

f.	plus 35% of the sum of a, c, d, and e. (02/08/01)M71

Under item 3, Equipment, change the first sentence to read:..."Rental Rate Blue Book for Construction Equipment", published by Primedia, 1735 Technology Drive, Suite 410, San Jose, CA, 95110-1313.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region. (1/27/00)R14

Delete item 5. and substitute the following:

5.	Work by a Subcontractor. The Contractor will receive a 5% markup on the total time and materials work defined in 1 through 4 above which is performed by an approved subcontractor or owner-operator.  This markup will be for administrative expenses incurred in connection with the work.  No percentage will be paid on work covered under bid items in the original Contract.  No percentage over the amount covered above will be paid if the work is done by a lower tier subcontractor. (02/08/01)M71

109-1.06 PROGRESS PAYMENTS.  Add the following: Failure to submit schedules in accordance with Subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  The Engineer, upon receipt of current schedules from the Contractor, will release this amount.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion, Sediment, and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This amount will be released by the Engineer upon satisfactory completion of the requirements of the permit. (02/04/02)R137A

109-1.07 PAYMENT FOR MATERIALS ON HAND.  Add the following: The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska, at a location acceptable to the Engineer. (9/1/89)R16

Add the following section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION.  The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds.  The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract.  The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION.  It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as ADOT&PF deems appropriate.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS.  The following definitions will apply.

- Broker.  A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project.  A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF).  The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment.  The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself.  To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its performance of the work.  Other relevant factors will be considered.  The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE).  An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee.  Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal.  The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts.  Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer.  A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification.  For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report.  Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer.  A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large.  If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL.  The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount.  A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

- Phase I - Bid.  Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award.  The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment.  Written commitments from DBEs to be used on the project.  The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report.  Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation.  Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal.  If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal.  If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work.  The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement.  If a DBE replacement is approved by the Engineer, replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal.  In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal.  The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

- Good Faith Effort Criteria.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items.  The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening.  It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening.  The bidder must give the DBEs no less than five days to respond.  The bidder may reject DBE quotes received after the deadline.  Such a deadline for bid submission by DBEs will be consistently applied.  DBEs certified to perform work items identified on Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor. Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- Non-competitive DBE quotes may be rejected by the bidder.  Allegations of non-competitive DBE quotes must be documented and verifiable.  A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service.  Bidders must have a non-DBE subcontractor quote for comparison purposes.  Such evidence shall be provided in support of the bidder’s allegation.  Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote.  This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding.  Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration.  Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration.  Such an opportunity must be exercised by the bidder within 3 calendar days of notification it has failed to meet the requirements of this subsection.  As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The decision on reconsideration will be made by the DBE Liaison Officer.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so.  If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder.  The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work.  Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section.  CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function.  In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that all of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking.  The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm.  A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker.  (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section.  Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE.  The work will be performed with the DBE’s own equipment.  Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department.  The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry).  Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska.  Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- All subcontract work, with the exception of truck hauling, will be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

- The DBE will control all business administration, accounting, billing, and payment transactions.  The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE.  Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal.  The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF.  Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE.  Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination.  The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE.  In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

Take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work.  In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT.  The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer.  The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials.  This shall include DBE trucking firms certified as a subcontractor and not a broker.  Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value.  The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department.  The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT.  Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work.  If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work.  Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06. (11/17/00)S33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

#### Special Provisions

202-1.01 DESCRIPTION.  Add the following: This work shall also include the removal of gas pipe and gas pipe casings.

202-3.01 GENERAL.  Add the following: The construction of mail box installations shall use new posts and mail boxes.  Mail boxes shall be United States Postal Service approved, either traditional or contemporary design, having a minimum length of 530mm, minimum width of 200mm and minimum height of 270mm.  Existing posts and foundations shall be removed with remaining holes backfilled to the level of surrounding ground. (4/18/00)R74M98

202-3.04 REMOVAL OF PIPE

Add the following: The shallow storm drain pipe from Station 0+200 to Station 0+820 is included in Item 202(4) Removal of Culvert Pipe.  The removal of the thaw wires in the storm drain is subsidiary to the removal of the pipe.  The removal of the three load centers attached to the thaw wires are paid for under Item 202(21) Removal of Load Center.

Add the following: Clean the four culverts on the south side of DeArmoun Road between Stations 0+220 and 0+360, and re-establish the flow line in these ditches.  This work shall be subsidiary to Item 202(4) Removal of Culvert Pipe.  The topsoiling and seeding of all areas disturbed by this work shall be measured and paid for under the appropriate item in Section 620 and Section 618 respectively.

- Add the following: During project construction, Enstar Natural Gas Company will abandon existing gas pipelines.  Follow the procedures given in Subsection 105-1.06 Cooperation with Utilities, when working around gas pipelines until they have been abandoned.  Once the pipelines are abandoned, remove all abandoned natural gas pipe within the right-of-way that are in conflict with the work and dispose of all pipes off the project limits.

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS AND CURBS.  Add the following: Pavement removed may be used for embankment construction if it is not exposed at the completed embankment surface.  The maximum allowable dimension of the broken asphalt pieces is 150mm.

Obtain a solid waste disposal permit from DEC or use a site approved by DEC for disposal of removed asphalt if not using it in the embankment.  A DEC permitting officer in Anchorage may be contacted at 269-7590. (3/29/01)R84M98

Add the following:  Remove and stockpile all existing and temporary asphalt pavement for reuse as Item 301(1), Aggregate Base Course or Item 306(1), ATB.  (02/05/03)R226M98

Add the following: The removal of the short sections of curb between Westwind Drive and Sabine Street are subsidiary to Item 202(2) Removal of Pavement.

202-5.01 BASIS OF PAYMENT

Add the following:

- Item 202(16). Payment for length of 75mm gas pipe that is removed.  Required labor, materials, and equipment required to remove and dispose of the gas pipes will be subsidiary to Item 202(16).  Removal of casings for gas pipes at road crossings will be subsidiary to Item 202(16).  Removal of pipes smaller than 75mm will be subsidiary to Item 202(16).

Add the following:

| Pay Item | Pay Unit |
| --- | --- |
| 202(16) Removal of Gas Pipe | Meter |
| 202(25) Removal of Load Center | Each |

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-3.01 GENERAL.  Add the following to the sixth paragraph: Prior to obliterating the existing roadway, remove the existing pavement and dispose in accordance with Subsection 202-3.05, Removal of Pavement, Sidewalks and Curbs. (2/28/01)R177M98

Add the following after the sixth paragraph:

The Obliteration of Roadways also includes obliteration of the pathway as shown on the plans.

203-3.02 EMBANKMENT CONSTRUCTION.  On page 88, delete the first sentence of the second paragraph, and substitute the following: Place roadway embankment of earth materials in horizontal layers not exceeding 200mm in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by 300mm and transversely by 3 m.

Add the following: Where the Plans call for placement of selected material and excavation is required, the existing material may be left in place at the Engineer’s discretion if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope of Work. (03/14/02)R23M98

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL.  Delete this Subsection in its entirety and substitute the following: Construct embankments with moisture and density control from specified materials placed and compacted at approximately their optimum moisture content.  Dry or moisten material as required.

Compact embankment material to not less than 95% of the maximum dry density as determined by WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, or ATM T-12.  The Engineer will determine in-place field densities using WAQTC TM 7 and WAQTC FOP for AASHTO T 224.

The Engineer will determine the maximum dry density of free-draining, non-plastic, cohesionless materials with less than 10% by weight passing the 0.075mm sieve using ATM T-12.  (For some materials it may be necessary to perform both ATM T-12 and WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, in which case the highest maximum dry density is used.)  For materials with greater than 80% by weight passing the 4.75mm sieve, WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, Method A with the plus 4.75mm material removed and treated as oversize will be used.  WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, Method D will be used for materials with greater than 60% by weight passing the 19.0mm sieve with the plus 19.0mm material removed and treated as oversize.

WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9 will be performed in accordance with Note 7 (the 12 hour stand time may be waived if the sample has not been dried to less than four percentage points below the optimum moisture content) and modified so that the moisture content of each trial is determined from the complete specimen and reported to the nearest 0.1%.  Section 13 is modified to include: 13.1.6 Bulk Specific Gravity of the oversize material; 13.1.7 Apparent Specific Gravity of the tested material minus the oversize; and 13.1.8 Zero Air Voids Curve calculated and plotted in accordance with ASTM D 1557, Sections 11.2 and 11.5. (03/14/02)R193M98

203-4.01 METHOD OF MEASUREMENT.  Add the following to Item 2.:

All labor necessary for the construction of the ditch dikes as shown on the plans shall be considered subsidiary to Item 203(6C).  The selected material Type C necessary for ditch dike construction shall be measured and paid for as Item 203(6C).

Delete Item 4. and substitute the following:

The pavement removed for the obliteration of roadways and pathways shall be measured and paid for under the Item 202(2) Removal of Pavement, and Section 202.

All other obliteration operations including filling, grading, excavation etc. as described in the contract documents shall be subsidiary to Item 202(2) and shall not be measured separately for payment.

Add the following:

6.	Item 203(36).  By the length in meters of the special ditch excavated and constructed as shown on the plans.  Topsoil and Seed necessary in the construction of the ditch shall be paid for under the appropriate bid item in Section 620 or Section 618 respectively.  The length of culvert pipe shall not be included in the special ditch measurement, but shall be measured and paid for under the appropriate bid item in Section 603.

203-5.01 BASIS OF PAYMENT.  Add the following pay item:

| Pay Item | Pay Unit |
| --- | --- |
| 203(36) Special Ditch | Meter |

SECTION 301

AGGREGATE BASE AND SURFACE COURSE

## Special Provisions

301-1.01 DESCRIPTION. Add the following;  A 40mm layer of crushed recycled asphalt material may be used to grade the surface of Selected A. (02/05/03)R226M98

301-2.01 MATERIALS.  Delete the second sentence of the first paragraph and substitute the following: The gradation of base course material shall conform to the requirements for Grading D-1. (10/1/91)R116

Add the following after the first paragraph: At the Contractor's option, recycled asphalt material (RAM) may be substituted for aggregate base course, millimeter for millimeter, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 37.5mm sieve and 95-100 percent by weight passing the 25mm sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| # Sieve | Percent Passing by Weight |
| --- | --- |
| 25mm | 100 |
| 19mm | 70-100 |
| 9.5mm | 42-90 |
| 4.75mm | 28-78 |
| 1.18mm | 11-54 |
| 0.300mm | 5-34 |
| 0.150mm | 3-22 |
| 0.075mm | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAM.

(2/28/01)R176M98

301-3.01 PLACING.  Add the following: Base course material used for the sidewalk and pathway foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface. (9/1/89)R26

301-3.03 SHAPING AND COMPACTION.  Add the following: If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 178,000 newtons.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 550 kPa (±34 kPa), and the roller shall have a minimum operating weight per tire of 1360 kg.

301-5.01 BASIS OF PAYMENT.  Add the following: If recycled asphalt material is substituted for aggregate base course, it will be paid for as Item 301(1), Aggregate Base Course at the unit price shown on the bid schedule for that item.

(2/28/01)R176M98

# SECTION 306

# ASPHALT TREATED BASE COURSE

# Special Provisions

306-2.01 MATERIALS.   Delete items 1 and 2 and replace with the following.

1.	Aggregate.  Conform to Subsection 703-2.04.  Combine aggregate from processed pavement and crushed aggregate for asphalt concrete mix before testing.

2.	Asphalt. The total residual asphalt cement may be a combination of PG 52-28 and the asphalt binder in the existing asphalt or only PG 52-28.  Documentation and conformance is only required for PG 52-28.  The Engineer may conditionally accept asphalt cement at the source.  Provide a manufacture’s certificate of compliance, in accordance with Subsection 106-1.05, test results of applicable quality requirements of Section 702 before you ship the material.

Add the following:

4.	Processed Asphalt Pavement (PAP).  Process existing pavement removed under Subsection 202-3.05 so all the material passes the 37.5 mm sieve.  Stockpile the material separately from the Asphalt Concrete

Pavement aggregates.  Perform one gradation and one asphalt content test for every 1000 megagrams of PAP or a minimum of ten sets of tests which ever is greater.  From these samples, ten samples shall be split and submitted to the State Materials lab.

## CONSTRUCTION REQUIREMENTS

306-3.01 COMPOSITION OF MIXES. Replace this Subsection with the following:  If you choose to use recycled materials, submit process control data of the PAP and of the asphalt concrete aggregates supporting your proposed job mix design gradations.  The residual asphalt cement of the mix shall target 5.0 percent of total mix weight.

At least 15 calendar days prior to the production, submit the following to the Engineer:

- A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process control information, and the blend ratio of each aggregate stockpile and PAP. The proposed mix gradation must meet the requirements of Table 703-3, Type II Submit gradation and asphalt content process control data of PAP for the Job Mix Design.

- Provide representative samples of each of the aggregates in the blend.  Sample sizes: 45 kilograms of each intermediate and/or coarse aggregate, 90 kilograms of fine aggregate, 10 kilograms of blend sand, and 90 kilograms of PAP.

- A minimum of three 4-liter samples of asphalt cement proposed for use in the mixture, including the name of the product, the manufacturer, test results as required in Section 702, manufacturer’s certificate of compliance in accordance with Section 106, and a temperature viscosity curve for the asphalt cement.

- A 0.25-liter sample of the anti-strip additive proposed, including the name of product, manufacturer, and manufacturer’s data sheet, and current Materials safety Data Sheet (MSDS).

From this information, the Engineer will establish the Job Mix Design using ATM T-17, which will become a part of the contract.  The Job Mix Design shall meet the requirements of Type II, Class B in Table 401-1, Asphalt Concrete Mix Design Requirements.  PAP may be used in the mixture.  The design minimum residual asphalt content (PAP residual plus PG 52-28) is 5.0 percent by weight of total mix and with ¼ percent anti-strip by weight of PG 52-28.  The Job Mix Design will specify the design aggregate gradation, gradation of virgin aggregate blend, percent of residual asphalt cement, percentage of PAP, and mixing and compaction temperature ranges.

Submit changes in the Job Mix design warranted by changes in the source of asphalt cement, the source of aggregates, aggregate quality, aggregate gradations, or blend ratios, in the same manner as the original submittal.  A new Job Mix Design will only apply to asphalt concrete mixture produced after your submittal of the new aggregate gradation.

Approved Job Mix Designs will have the full tolerances shown in Table 401-2 applied and will not be limited to the broad band listed in table 703-3.  Tolerances for the largest sieve specified will be plus 0% and minus 1%.

306-3.02 WEATHER LIMITATIONS. Delete the requirements of this Subsection and substitute the following: Apply the requirements of Subsection 401-3.01.

306-3.03 STOCKPILING. Delete this Subsection in its entirety.

306-3.04 EQUIPMENT. Add the following: Apply the requirements of Subsection 401-3.02 to all equipment.

Add the following to item 1.:

- If you choose to use recycled materials, the asphalt plant shall combine PAP with Asphalt concrete aggregates to produce a hot recycled asphalt treated base mixture.

Delete Subsections 306-3.05 and 306-3.06 and substitute the requirements of Subsections 401-3.08 and 401-3.09.

Delete Subsections 306-3.08 and 306-3.09 and substitute the requirements of Subsections 401-3.12 and 401-3.13.

Apply the requirements of Subsections 401-3.07, 401-3.10 and 401-3.11 and 401-3.16.

Add the following:

306-3.12 PATCHING DEFECTIVE AREAS. Remove any ATB that becomes contaminated with foreign material, is segregated, or is in any way determined to be defective.  Do not skin patch.  Remove defective materials for the full thickness of the course.  Cut the pavement so that all edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees.  Coat edges with a tack coat conforming to Section 402 and allow to cure.  Place and compact fresh ATB to grade and smoothness requirements.

# Standard Modifications

306-4.01 METHOD OF MEASUREMENT.  In the second paragraph, change “Asphalt material” to “Asphalt cement”.  (06/25/99)M72

# Special Provisions

Change the second paragraph to read:

Asphalt Cement.  Will not be measured for payment, the cost of the asphalt cement will be subsidiary to Item 306(1).

Change the second paragraph to read:

Antistrip additive. Will not be measured for payment, the cost of the antistrip additive will be subsidiary to Item 306(1).

306-4.02 ACCEPTANCE SAMPLING AND TESTING.  Sample and test Asphalt Treated Base at 1000 Mg intervals for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project.  The Engineer shall perform acceptance sampling and testing.  The Engineer will make the results of the acceptance testing available to you within seven working days from the date of sampling.  Sample the blended virgin aggregate at the cold feed.  You may select the sample location of mix to determine the asphalt content.

Within 24 hours of final rolling, cut one 150mm diameter core, full depth, from the finished mat to determine density.  Neatly cut the sample using a core drill at the randomly selected location marked by the Engineer.  Use a core extractor to prevent damage to the core.  Do not cut a sample over a bridge deck.

Apply Tolerances shown in Table 401-2 to all test results to determine compliance with mix design.

The Engineer shall test for density, gradation, and asphalt content as specified in Subsection 401-4.02.

# Standard Modifications

306-5.01 BASIS OF PAYMENT.  In the Pay Item table, change “Asphalt Material” to “Asphalt Cement”. (06/25/99)M72

# Special Provisions

306-5.01 BASIS OF PAYMENT. Add the following: Asphalt cement and anti-strip shall not be paid separately but shall be subsidiary to and included in the Asphalt Treated Base contract price.

Patching defective areas shall be subsidiary to Item 306(1).

(02/05/03)R226M98

# SECTION 401

# ASPHALT CONCRETE PAVEMENT

# Special Provisions

401-2.01  Composition Of Mixture - Job Mix Design.  Delete the last sentence of the second paragraph on page 114 and substitute the following: Tolerances will not be applied to the largest sieve specified.

401-2.03  Asphalt Materials. Change the last sentence of the first paragraph to read: When not specified, the grade of the asphalt cement shall be PG 52-28.

Delete the second paragraph and substitute the following.

Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping.  Storage tanks used for the batch shall be noted on the test report.  Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project.  A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket.  The location where antistrip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, Subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Manufacturer shall also certify:

- Date and Time of loading

- Batch number and storage tank

- Type, grade, temperature, and quantity of materials loaded

- Type and percent of anti-strip added.

401-3.09  Preparation Of Aggregates.  In the first paragraph, delete AASHTO T-110 and substitute the following: WAQTC TM 6.

401-3.14  Joints.  Delete the first paragraph and substitute the following: Construct the minimum number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.  The minimum specification limit for longitudinal joint density will be 91% of the MSG of the panel completing the joint.  Cut one 150mm diameter core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  Density will be determined according to WAQTC FOP for AASHTO T 166/T 275.

Delete the last paragraph.

401-3.15  Surface Tolerance.  Add the following: The Engineer will measure the smoothness of the asphalt concrete pavement in all driving lanes with a California-type profilograph within 15 days after mainline paving is completed and all defects are corrected.  No measurements will be taken in turn lanes, lane transitions, or within 8 meters of bridge abutments or matches with an existing pavement.  The profilograph results (PrI) will be reduced and a price adjustment calculated in accordance with Subsection 401-5.01.  Furnish required traffic control devices or flagging in accordance with Section 643.

401-3.16 PATCHING DEFECTIVE AREAS.  Add the following: All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01  Method Of Measurement.  Under Asphalt Cement, 1., add to the end of the second sentence: “... ,or WAQTC FOP for AASHTO TP 53.”

Add the following paragraph to this subsection: Longitudinal joints.  By the meter.  The distance measured will be in both directions from a longitudinal joint core location to a point equidistant to the next longitudinal joint core.

401-4.02  Acceptance Sampling And Testing.  Delete the third, fourth, fifth, and sixth full paragraphs on page 122, and substitute the following: Samples taken for the determination of asphalt cement content will be taken from the windrow, at the end of the auger, or from behind the screed prior to compaction.  Asphalt cement content will be determined in accordance with WAQTC TM 4, or WAQTC FOP for AASHTO TP 53 with the exception that the moisture content will be determined in accordance with WAQTC TM 6.

Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a sampling device, the stopped conveyor belt, or from asphalt concrete mixture samples taken from the same location as samples for the determination of asphalt cement content.  The aggregate gradation for samples from the conveyor system will be determined in accordance with WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, or cores, the gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO TP 53) has burned off the asphalt cement.

Maintain cold feed conveyor sampling devices diverting aggregate from the full width of the conveyor system to provide a representative sample of the aggregate incorporated into the asphalt concrete mixture.

Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates.  The dry batched aggregate gradation will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, the gradation will be determined according to WAQTC FOP for AASHTO T 30 from aggregate remaining after the ignition oven (WAQTC FOP for AASHTO TP 53) has burned off the asphalt cement.

Within 24 hours of final rolling, neatly cut core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the core while removing.  Do not cut core samples from bridge decks.  One 150mm diameter core is required for acceptance density testing only.  Acceptance density testing will be according to WAQTC FOP for AASHTO T 166/T 275.

Failure to cut core samples for acceptance testing within the specified period will result in a deduction of $100.00 per sample per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

Backfill and compact all voids left by sampling with new asphalt concrete mixture within 24 hours of sampling.  Failure to backfill voids left by sampling in the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE. Add the following: The longitudinal joint density price adjustment will apply when Asphalt Concrete Pavement quantities are equal to or greater than 900 megagrams.

Add the following under item 3.: The tolerances for the largest sieve specified will be plus 0% and minus 1%.

401-5.01 BASIS OF PAYMENT. Add the following to the first paragraph, No payment shall be made for asphalt cement, and asphalt concrete mix made with this cement, if tests of the asphalt cement sampled during production are out of specification.

Add the following: Longitudinal joint densities less than 91 percent of MSG, as defined in Subsection 401-3.14, will be measured in accordance with Subsection 401-4.01 and assessed a price adjustment of $1.00 per meter.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

A separate price adjustment for pavement smoothness as measured in accordance with Subsection 401-3.15 will be calculated in accordance with Table 401-4 and applied under Item 401(6), Asphalt Price Adjustment.

TABLE 401-4

| Average Profile Index (PrI) (Millimeters per 1000 Lane Meters) | Adjustment to Item 401(6), Asphalt Price Adjustment, for Pavement Smoothness |
| --- | --- |
| 0 to 60 | Add $335 multiplied by (61PrI) |
| 61 to 94 | No Adjustment |
| 95 and greater | Deduct $335 multiplied by (PrI94) but not to exceed $10,000 |

(10/24/02)R199M98

SECTION 603

CULVERTS AND STORM DRAINS

Special Provisions

603-1.01 DESCRIPTION. Add the following after the first paragraph: This work also consists of the installation of insulation board (R20) over specific storm drain pipes as shown on the plans.

Add the following: This work shall also consist of installing culvert marker posts. (09/10/02)R42M

603-2.01 MATERIALS. In the second paragraph, delete “(900mm maximum diameter)”.

In the fourth paragraph, delete the last sentence. (02/08/01)M95

Add the following:

Insulation Board (R20)			Subsection 635-2.01

Add the following: Culvert marker posts shall meet the requirements of Subsection 730-2.05 Flexible Delineator Posts.  The color shall be blue with no other markings.  The 65mm by 1800mm post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 230mm. (09/10/02)R42M

603-3.03 JOINING PIPE.

2. Metal Pipe. Replace the second sentence with the following: “Use bands that are no more than two nominal sheet thicknesses lighter than the pipe being joined, and in no case lighter than 1.3 mm.” (02/08/01)M95

Add the following Subsection:

603-3.06 CULVERT MARKER POSTS. Culvert marker posts shall be installed on the approach side of storm drain outfalls 750mm and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer. 1070mm of post shall remain above the ground after driving. (09/10/02)R42M

603-4.01 METHOD OF MEASUREMENT. Delete the 3rd paragraph and replace with the following:

End Sections:  By the number of units installed on all pipe, except for 450mm Corrugated Polyethylene Pipe.  The units for this pipe shall not be measured for payment but shall be considered subsidiary to Item 603(21-450) 450mm Corrugated Polyethylene Pipe.

Add the following:

Shoring for Utility Poles:  Any necessary shoring of utility poles for storm drain system or culvert installation shall be considered subsidiary to Item 603(17-600) 600mm Pipe, and shall not be measured separately for payment.

Add the following: Culvert marker posts will not be measured for payment. (09/10/02)R42M

603-5.01 BASIS OF PAYMENT. Add the following: Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items. (09/10/02)R42M

Add the following:  Insulation board (R20) is subsidiary to the pipe installation under the appropriate bid item.

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-3.01 CONSTRUCTION REQUIREMENTS.  Add the following: When installing new pipe in an existing manhole, cleanly cut a hole by approved means at the invert elevation given on the plans and 50mm larger than the outside diameter of the new pipe.  Then, grout joint with non-shrinking cement mortar.

All curb inlet structures shall have a 75mm formed hole approximately 0.6 m below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation.  Keep the openings functional.  This may require temporary dikes, RMC extensions, etc., as necessary.  Fill these holes with grout upon final paving.

Cast drainage structure steps during structure pour or install them before concrete hardens.

604-4.01 METHOD OF MEASUREMENT.  Add the following: Frames, grates and lids will not be measured for payment.

604-5.01 BASIS OF PAYMENT.  Add the following: Frames, grates and lids are subsidiary to the drainage structure.

Delete Item 604(1) Storm Sewer Manhole and add the following new pay items:

| Pay Item | Pay Unit |
| --- | --- |
| 604(1A) Storm Drain Manhole, Type I | Each |
| 604(1B) Storm Drain Manhole, Type II | Each |

(9/1/00)R43M98

SECTION 605

UNDERDRAINS

605-3.01 PIPE INSTALLATION.  Add the following to the end of the first sentence of the third paragraph: , unless otherwise indicated on the Plans.

SECTION 607

FENCES

Special Provisions.

607-1.01  DESCRIPTION.  Add the following:  Work under this section shall also include construction of fences.  These fences shall be built at the locations and to the dimensions indicated on the plans or as directed by the Engineer.

607-2.01  MATERIALS.  Add the following:  Timber used shall be as follows:

| Posts | Douglas Fir-Larch | Dense No. 1 |
| --- | --- | --- |
| Stringers | Douglas Fir-Larch | No. 2 |
| Cedar Boards | Western Red Cedar (rough sawn both sides) | 25mm nominal thickness |

Treat posts, stringers and ground boards in accordance with Section 714, Preservatives and Preservative Processes for Wood Materials. Apply pentachlorophenol to any post ends with field cuts.

Coat all cedar boards with a creosote based stain or a 20 percent polyurethane base semi-transparent stain.  Apply stain at a rate of 1 liter per 2.5 square meters.  The stain shall be Red Cedar in color.  The manufacturer furnishing the stain shall provide a certificate attesting to the quality of the stain accompanying each shipment.

Concrete shall meet the requirements of Section 501.

(2/7/00)R46M98

607-3.01  CONSTRUCTION REQUIREMENTS.

Standard Modification

In the ninth paragraph, change “minimum” to “maximum”.

(06/25/99)M 73

Add the following to the last paragraph: Install new posts and foundations for reconstructed fences.

Add the following:  Construct the faces with tongue and groove or shiplap boards.  Boards shall be fastened to each stringer with one 10d galvanized nail per each 65mm of board width, with two nails minimum per board per stringer.  The vertical portion of the plywood shall be a single continuous sheet without horizontal joints, and the vertical joints shall be made over a secured nailer.

607-4.01  METHOD OF MEASUREMENT.  Add the following:  The fence will be measured by the meter, from end post to end post.

Application of wood preservatives, stains and paints will not be measured for payment.

607-5.01  BASIS OF PAYMENT.  Add the following:  Posts and concrete required will not be measured for payment but will be subsidiary to the fence item.

All work necessary to provide materials, equipment and labor to apply wood preservatives, stains and paints will not be paid for directly, but will be subsidiary to the fence item.

Payment will be made under:

| # Pay Item | Pay Unit |
| --- | --- |
| 607(8) Fence | Meter |

(2/7/00)R46M98

##### SECTION 608

##### SIDEWALKS

Special Provisions

608-1.01 description.  Add the following: This work also consists of constructing asphalt pathway(s) in conformance with the plans.

608-2.01 MATERIALS.  Delete paragraph number 2 and substitute the following:

2.  Asphalt Pathway

###### Asphalt Cement, PG52-28		Subsection 702-2.01

Aggregate, Type III	Subsection 703-2.04

Mix Design Requirements (ATM T-17)

Marshall Stability, N, min.				4450

Percent Voids, Total Mix	2-5

Compaction, Blows/side	50

(2/1/00)R47M98

608-3.03 SIDEWALK RAMPS.  Delete this subsection and substitute the following:

608-3.03 CURB RAMPS.  Construct curb ramps according to the details and locations shown on the Plans.

Follow the construction requirements of Subsection 608-3.01.  Give the surface a coarse broom finish. (06/11/02)R256M98

- Add following Subsection:

608-3.04 ASPHALT PATHWAY.  Construct asphalt pathway in accordance with subsection 608-3.02 Asphalt Sidewalks. (2/1/00)R47M98

608-4.01 METHOD OF MEASUREMENT.

In both the first and second paragraphs, after: “finished surface” insert: “, including ramps”. (06/25/99)M74

Delete the fourth item “Sidewalk Ramp” and substitute the following:

Curb Ramp.  By each installation, complete in place, including construction of the ramp runs, flares, composite detectable warning tiles backing curb and landings necessary to provide a single street-level access.  (06/11/02)R256M98

Add the following:

Asphalt Pathway.  By the megagram of asphalt concrete in accordance with Section 109, Measurement and Payment.  Asphalt cement will not be measured for payment. (2/1/00)R47M98

608-5.01 BASIS OF PAYMENT.  Add the following: Asphalt cement for Asphalt Pathway will not be paid for separately, but will be subsidiary to item 608(7).

Embankment and bed course materials will be furnished, placed and paid under Sections 203 and 301, respectively.  (2/1/00)R47M98

Add the following: Backing curb, will be subsidiary to Item 608(6), Curb Ramp.

The composite detectable warning tiles are subsidiary to item 608(6) Curb Ramp. (06/11/02)R256M98

Delete Item 608(6), Sidewalk Ramp.

- Add the following pay items:

| Pay Item | Pay Unit |
| --- | --- |
| 608(6) Curb Ramp | Each |
| 608(7) Asphalt Pathway | Megagram |

SECTION 609

CURBING

# Special Provisions

609-3.05 CURB RAMPS.  Delete this Subsection in its entirety.

609-4.01 METHOD OF MEASUREMENT.  Delete the second paragraph.

609-5.01 BASIS OF PAYMENT.  Delete Pay Item 609(3), Curb Ramp.

(06/11/02)R256M98

Special Provisions

609-3.02 CAST-IN-PLACE CONCRETE CURBING.  Add the following to the fifth paragraph: Concrete placed by the extrusion or slip-form process shall have a slump of less than 50mm.

(2/1/00)R202M98

SECTION 611

RIPRAP

# Special Provisions

611-1.01 DESCRIPTION.  Add the following:

This work also consists of placing a geotextile erosion control fabric underneath the Riprap.

611-2.01 MATERIALS. Add the following:

Use geotextile and sewing thread for Erosion Control meeting the requirements of Section 729-2.02.

611-4.01 METHOD OF MEASUREMENT.  Delete the first paragraph and add the following:

By the square meter per Subsection 109-1.02, constructed and in place, including geotextile erosion control fabric.

Geotextile, Erosion Control, Class 1 shall not be measured separately but shall be considered subsidiary to Item 611(6) Riprap, Class I.

611-5.01 BASIS OF PAYMENT.  Add the following:

Geotextile Erosion Control, Class 1 shall not be paid for separately, but shall be considered subsidiary to Item 611(6) Riprap, Class I.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 611(6) Riprap, Class 1 | Square Meter |

SECTION 615

STANDARD SIGNS

# Special Provisions

615-2.01 MATERIALS.  Under item 1. delete the first sentence and substitute the following: Unless Shop Drawings have been provided in the Contract, submit all signs that require the use of the Alaska Sign Design Specifications (ASDS), the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual, letter width and spacing charts for approval before fabrication.

615-3.01 CONSTRUCTION REQUIREMENTS.  Delete item 7 and substitute the following:

- Notify the Engineer five (5) days prior to beginning sign salvage activities.  At that time, the Engineer will physically identify those signs to be salvaged.  For each sign so designated, disconnect sign post from panel.  The panels shall then be grouped together in a manner to preclude damage.  Posts shall also be grouped together as with hardware in a workmanlike manner.  Deliver sign panels, posts and hardware to the State Maintenance Yard located in Anchorage at 5820 E. Tudor Rd.  Do not deliver salvaged materials until they have been inspected and approved by the Engineer.  Replace all panels, posts and hardware damaged during salvaging or delivery with new panels, posts and hardware at no additional cost to the Department.

Remove and dispose of project signs and/or parts designated for removal and not selected for salvage.

Dispose of foundations from salvaged existing signs in a manner approved of by the Engineer (remove and dispose, abandoned in place, or otherwise dispose).  If foundations are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than 300mm below roadway subgrade or unimproved ground, whichever applies.  All signs and posts at a single installation shall be considered as one unit.

615-3.02 SIGN PLACEMENT AND INSTALLATION.  Add the following: Do not remove existing signs without authorization from the Engineer.

615-4.01 METHOD OF MEASUREMENT.  Add the following to the second paragraph: Concrete used for sign bases is considered subsidiary to other work under this section.

615-5.01 BASIS OF PAYMENT.  Add the following: No separate payment for keeping existing signs in service until they are no longer needed, or temporary relocation of existing signs will be made.  This work is subsidiary to Item 615(1), Standard Sign.

No separate payment for removal of existing sign post foundations, or work required to abandon them in place will be made, but shall be subsidiary to Item 615(1), Standard Sign.

No separate payment for salvaging / removal activities detailed in subsection 615-3.01 will be made.  This work will be subsidiary to Item 615(1), Standard Sign. (05/16/01)R50M98

# SECTION 618

# SEEDING

# Special Provisions

618-1.01 DESCRIPTION.  Add the following: Topsoil and seed all new or disturbed slopes and any other areas directed by the Engineer.  Track the soil and apply seed, mulch, fertilizer and water.  Provide a living ground cover on all slopes as soon as possible.

618-2.01 MATERIALS.  Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

618-3.01 SOIL PREPARATION.  Add the following: Apply seed as detailed in subsection 618-3.03 immediately after the shaping of the slopes.  Cover all slopes to be seeded with topsoil in accordance with Section 620.  Prepare slopes for seed by "walking" a dozer transversely up and down the slopes, or by grading with a scarifying slope board, as determined by the Engineer.  The resultant indentations shall be perpendicular to the fall of the slope.  Complete slope preparation as soon as topsoil is placed on the slopes.  Rounding the top and bottom of the slopes is acceptable to facilitate tracking and to create a pleasing appearance, but do not disrupt drainage flow lines.

618-3.02 SEEDING SEASONS.  Add the following:  All seeding shall be performed between May 15 and August 15.

618-3.03 APPLICATION.  Add the following: Apply seed, mulch and fertilizer as follows per hectare (ha).  Apply seed and mulch in one application if using the hydraulic method.  Apply all fertilizer with the hydraulic method. (03/05/02)R52M98

| Seed Mix | Component | Ingredients | Application Rate (per ha) |
| --- | --- | --- | --- |
| Type A | Seed | Bering Hairgrass (Norcoast)* Red Fescue (Arctared) Annual Ryegrass (Lolium) Crimson Red Clover Lupine Wallflower Cornflower Blanketflower (Gaillardia pulchella) White Yarrow Golden Yarrow | 7 kg 7 kg 2 kg 10 kg 4 kg 3 kg 3 kg 2 kg 1 kg 1 kg Total = 40 kg |
|  | Soil Stabilizer Slope < 3:1 Slope >3:1 – 2:1 | Mulch Mulch with tackifier | 2240 kg 2800 kg |
|  | Fertilizer | 20-20-10 | 586 kg |

*Note: If Bering Hairgrass (Norcoast) is unavailable, an equivalent amount of Nortron Tufted Hairgrass, or Slender Wheatgrass (Wainright) may be substituted at no additional cost to the Department.

The Contractor shall not remove the required tags from the seed bags.

618-4.01 METHOD OF MEASUREMENT.  Add the following: The amounts of fertilizer, mulch and water for application used in this work, including any required reseeding, are subsidiary to other 618 items.

618-5.01 BASIS OF PAYMENT.  Add the following: The work described under subsection 618-3.01 Soil Preparation is subsidiary to seeding.

Water required for the hydraulic method of application is subsidiary to seeding.

(03/05/02)R52M98

# SECTION 620

# TOPSOIL

# Special Provisions

620-2.01 MATERIALS.  Delete this Subsection in its entirety and substitute the following: Topsoil shall conform to the requirements of Section 726.  Topsoil shall be Class A.

620-4.01 METHOD OF MEASUREMENT.  Add the following: Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1A) Topsoil, Class A.

(9/11/96)R53

620-5.01 BASIS OF PAYMENT.  Delete Item 620(1) and Substitute the following pay item.

| Pay Item | Pay Unit |
| --- | --- |
| 620(1A) Topsoil, Class A | Square Meter |

SECTION 631

GEOTEXTILE FOR SUBSURFACE

DRAINAGE AND EROSION CONTROL

Special Provisions

631-4.01 METHOD OF MEASUREMENT.  Delete the first paragraph and replace with the following:

Geotextile for erosion control will not be measured separately for payment, but shall be considered subsidiary to the appropriate items under Section 611.

631-5.01 BASIS OF PAYMENT.  Delete the first paragraph and pay item list.  Add the following:

Geotextile for erosion control will not be paid for separately, but shall be considered subsidiary to the appropriate items under Section 611.

SECTION 635

INSULATION BOARD

Special Provisions

635-4.01 METHOD OF MEASUREMENT.  Delete this subsection and substitute the following:  Insulation board and sand blanket materials are subsidiary to the appropriate items in Section 603.

635-5.01 BASIS OF PAYMENT.  Delete this subsection and substitute the following:  Insulation board (R20) will be subsidiary to the appropriate item in Section 603.

Delete this Section in its entirety and substitute the following:

SECTION 639

DRIVEWAYS

# Special Provisions

639-1.01 DESCRIPTION.  Construct approaches, residential or commercial driveways at the locations shown in the Plans.

639-2.01 MATERIALS.  Use materials that conform to the standards for the main roadway.

639-3.01 CONSTRUCTION.  Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT.  By the number of driveways and approaches constructed as shown on the Plans or as directed.  Pavement removal and excavation required beyond the limits of the adjacent mainline will be subsidiary.

639-5.01 BASIS OF PAYMENT.  At the contract unit price shown in the bid schedule.  The contract unit price for driveways and approaches shall be full compensation for furnishing all equipment and labor necessary to complete the work as specified.

Materials required to construct driveways and approaches will be paid for separately under the respective items listed in the bid schedule.

Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 items. (05/09/02)R58M98

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 639(1) Residence Driveway | Each |
| 639(3) Public Approach | Each |

SECTION 640

## MOBILIZATION AND DEMOBILIZATION

Standard Modifications

640-2.01 METHOD OF MEASUREMENT.  Delete items 3. and 4. and substitute the following:

3.	The remaining balance of the amount bid for this item will be paid after all submittals required under the Contract are received and approved. (06/25/99)M77

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION, SEDIMENT, AND POLLUTION CONTROL

641-1.01 DESCRIPTION.  This work consists of planning, providing, inspecting and maintaining control of erosion, sedimentation, water pollution and hazardous materials contamination.

641-1.02 DEFINITIONS.

- BMP (Best Management Practices).  A wide range of project management practices, schedules, activities, or prohibition of practices, that when used alone or in combination, prevent or reduce erosion, sedimentation, and/or pollution of adjacent water bodies and wetlands.  BMP include temporary or permanent structural and non-structural devices and practices.  The Department describes common BMP in its Alaska Storm Water Pollution Prevention Plan Guide.

- ESCP (Erosion and Sediment Control Plan).  The general plan for control of project-related erosion and sedimentation.  The ESCP normally consists of a general narrative and a map or site plan.  It is developed by the Department and included in the project plans and specifications.  It serves as a resource for bid estimation and a framework from which the Contractor develops the project SWPPP.

- Final Stabilization.  A point in time when all ground-disturbing activities are complete and permanent erosion and sediment controls are established and functional.  The stabilized site is protected from erosive forces of raindrop impact and water flow.  Typically, all unpaved areas except graveled shoulders, crushed aggregate base course, or other areas not covered by permanent structures are protected by either a uniform blanket of perennial vegetation (at least 70% cover density) or equivalent permanent stabilization measures such as riprap, gabions or geotextiles.

- HMCP (Hazardous Material Control Plan).  The Contractor's detailed plan for prevention of pollution that stems from the use, containment, cleanup, and disposal of hazardous material, including petroleum products generated by construction activities and equipment.

- NOI.  Notice of Intent to commence ground-disturbing activities under the NPDES General Permit.

- NOT.  Notice of Termination of coverage under the NPDES General Permit.

- NPDES General Permit.  The General Permit for Stormwater Discharges from Construction Activities, issued by the Environmental Protection Agency (EPA) under the National Pollutant Discharge Elimination System (NPDES).  It requires a SWPPP prior to ground-disturbing activities for the project.

- SWPPP (Storm Water Pollution Prevention Plan).  The Contractor’s plan for erosion and sediment control and storm water management under the NPDES General Permit.  The SWPPP is developed by the Contractor and describes site-specific controls and management of issues identified for the project.  The approved SWPPP replaces the ESCP.

641-1.03 SUBMITTALS.  Submit 3 copies each of your SWPPP and HMCP for approval no less than 5 calendar days prior to the preconstruction conference.

The Department will review the above submittals within 14 calendar days.  Submittals that do not meet Department approval will be returned to you for modification.

The approved SWPPP must be signed by you and the Engineer in accordance with the NPDES General Permit.

Submit your signed NOI (use most current form) to the Engineer no later than 10 working days before you intend to commence ground-disturbing activities.

The approved SWPPP and HMCP become the basis of the work required for the project erosion, sediment and pollution control.

641-2.01 STORM WATER POLLUTION PREVENTION PLAN (SWPPP) REQUIREMENTS.  Use the Department's ESCP to develop a SWPPP based on your scheduling, equipment, and use of alternative BMP.  Follow the format presented in the Alaska Storm Water Pollution Prevention Plan Guide, for projects disturbing over 2 hectares.  The plan must consider first preventing erosion, then minimizing erosion, and finally trapping sediment before it enters waterways.

The plan must address your site-specific controls and management plan for the construction site as well as for all material sites, waste disposal sites, haul roads, and other affected areas, public or private.  The plan must also incorporate all the requirements of the Project permits.

Have the SWPPP prepared under the direction of and sealed by a professional engineer currently registered in the State of Alaska.  Include all requirements of the NPDES General Permit.

641-2.02 HAZARDOUS MATERIAL CONTROL PLAN (HMCP) REQUIREMENTS.  Prepare a HMCP for the handling, storage, cleanup, and disposal of petroleum products and other hazardous substances.  (See 40 CFR 117 and 302 for listing of hazardous materials.)

List and give the location of all hazardous materials, including office materials, to be used and/or stored on site, and their estimated quantities.  Detail your plan for storing these materials as well as disposing of waste petroleum products and other hazardous materials generated by the project.

Identify the locations where fueling and maintenance activities will take place, describe the maintenance activities, and list all controls to prevent the accidental spillage of petroleum products and other hazardous materials.

Detail your procedures for containment and cleanup of hazardous substances, including a list of the types and quantities of equipment and materials available on site to be used.

Detail your plan for the prevention, containment, cleanup and disposal of soil and water contaminated by accidental spills.  Detail your plan for dealing with unexpected contaminated soil and water encountered during construction.

Specify the line of authority and designate your field representative for spill response and one representative for each subcontractor.

641-3.01 CONSTRUCTION REQUIREMENTS.

Do not begin ground-disturbing work until you are notified by the Engineer that 48 hours have passed since the NOIs were mailed to the EPA and DEC.

Post at the construction site, the

1.	NPDES Permit number, if available, and a copy of the NOI;

2.	name and phone number of your local contact person; and

3.	location of a SWPPP available for viewing by the public.

Comply with all requirements of the NPDES General Permit, implement all temporary and permanent erosion and sediment control measures identified in the SWPPP, and ensure that the SWPPP remains current.

Maintain all temporary and permanent erosion and sediment control measures in effective operating condition.

Comply with all requirements of the approved HMCP and all state and federal regulations which pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances.  Contain, clean up, and dispose of all discharges of petroleum products and/or other materials hazardous to the land, air, water, and organic life forms. Perform all fueling operations in a safe and environmentally responsible manner.  Comply with the requirements of 18 AAC 75 and AS 46, Oil and Hazardous Substances Pollution Control.

Perform inspections and prepare inspection reports in compliance with the project SWPPP and the NPDES General Permit.

1.	Joint Inspections.  Prior to start of construction conduct a joint on-site inspection with the Engineer and the professional engineer who stamped the SWPPP to discuss the implementation of the SWPPP.

Conduct the following additional joint on-site inspections with the Engineer:

a.	During construction, inspect the following at least once every 7 calendar days and within 24 hours of the end of a storm event exceeding 13 mm in 24 hours (as recorded at or near the project site).

(1)	Disturbed areas that have not been finally stabilized.

(2)	Areas used for storage of erodible materials that are exposed to precipitation.

(3)	Sediment and erosion control measures.

(4)	Locations where vehicles enter or exit the site.

b.	Prior to winter shutdown, to ensure that the site has been adequately stabilized and devices are functional.

c.	At project completion, to ensure final stabilization of the project.

2.	Winter Inspections.  During winter shutdown, conduct inspections at least once every month and within 24 hours of a storm resulting in rainfall of 13 mm or greater.  Monthly inspection requirements may be waived by the Engineer until one month before thawing conditions are expected to result in a discharge, if all of the following requirements are met:

a.	Below-freezing conditions are anticipated to continue for more than one month.

b.	Land disturbance activities have been suspended.

c.	The beginning and ending dates of the waiver period are documented in the SWPPP.

3.	Inspection Reports.  Prepare and submit, within 3 calendar days of each inspection, a report with the following information:

a.	A summary of the scope of the inspection.

b.	Name(s) of personnel making the inspection.

c.	The date of the inspection.

d.	Observations relating to the implementation of the SWPPP.

e.	Any actions taken as the result of the inspection.

f.	Incidents of non-compliance.

Where a report does not identify any incidents of non-compliance, include certification that the facility is in compliance with the SWPPP and NPDES General Permit.  Sign the report in accordance with Part VI. Standard Permit Conditions of the NPDES General Permit.  All certifications shall be included as an appendix to the SWPPP.

Retain copies of the SWPPP, and all other records required by the NPDES General Permit, for at least 3 years from the date of final stabilization.

If unanticipated or emergency conditions threaten water quality, take immediate suitable action to preclude erosion and pollution.

Submit amendments to the SWPPP, to correct problems identified as a result of any

1.	storm event or other circumstance that threatens water quality, and

2.	inspection which identifies existing or potential problems.

Submit SWPPP amendments to the Engineer, within 7 calendar days following the storm event or inspection.  Detail additional emergency measures required and taken, to include additional or modified measures.  If modifications to existing measures are necessary, complete implementation within 7 days.

Stabilize all areas disturbed after the seeding deadline within 7 calendar days of the temporary or permanent cessation of ground-disturbing activities.

Submit a signed NOT (use most current form) to the Engineer

1.	when the project site (including all material sources, disposal sites, etc.) has been finally stabilized and all storm water discharges from construction activities authorized by this permit have ceased, or

2.	when the construction activity Operator (as defined in the NPDES General Permit) has changed.

If you fail to coordinate temporary or permanent stabilization measures with the earthwork operations in a manner to effectively control erosion and prevent water pollution, the Engineer may suspend your earthwork operations and withhold monies due on current estimates for such earthwork items until all aspects of the work are coordinated in a satisfactory manner.

If you fail to:

- pursue work required by the approved SWPPP,

- respond to inspection recommendations and/or deficiencies in the SWPPP, or

- implement erosion and sedimentation controls identified by the Engineer,

the Engineer may, after giving you written notice, proceed to perform such work and deduct the cost thereof, including project engineering costs, from your progress payments.

641-4.01 METHOD OF MEASUREMENT.  Item 641(1) will not be measured for payment.

Item 641(2) will be measured as specified in the Contract or Directive authorizing the work.

641-5.01 BASIS OF PAYMENT.  The Bid Schedule will include items 641(1) and (2).

1.	Item 641(1) Erosion and Pollution Control Administration.  At the contract lump sum price for administration of all work under this section.  Includes, but is not limited to, plan preparation, plan amendments and updates, inspections, monitoring, reporting and record keeping.

2.	Item 641(2) Temporary Erosion and Pollution Control.  At the prices specified in the Contract to install and maintain all temporary erosion, sedimentation, and pollution control measures.

Temporary erosion and pollution control measures that are required at Contractor-furnished sites are subsidiary.

Perform temporary erosion and pollution control measures that are required due to your negligence, carelessness, or failure to install permanent controls as a part of the work as scheduled or ordered by the Engineer, or for your convenience, at your own expense.

Permanent erosion and pollution control measures will be measured and paid for under other contract items, when shown on the bid schedule.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 641(1) Erosion and Pollution Control Administration | Lump Sum |
| 641(2) Temporary Erosion and Pollution Control | Contingent Sum |

(08/15/01)M78

SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

Special Provisions

642-3.01 GENERAL.  Delete the seventh paragraph. (3/31/00)R252M98

Add the following items after Item 10 on page 355:

11.	Measure and document the actual intersection sight distance triangles at all public intersections.  List the actual sight distance available up to 200 m.  Note locations with greater than 200 m of sight distance as “200+”.  Measure sight distance triangles as shown in Figure 1190-1 of the Highway Preconstruction Manual by setting up an instrument at the driver’s eye location.   Certify and record the results on standard “letter” sized paper and provide it to the Engineer at least 2 weeks prior to submitting shop drawings for permanent signing.  Provide an additional copy to the Regional Traffic Engineer.  (3/12/03)R269M98

642-3.02 CROSS-SECTION SURVEYS  Under the heading: “The following shall be required of the Contractor:,” delete item 1, and substitute the following:

- Field Books (level, Cross-Section, Slope Stake, etc.).  Hardbound “Rite-in-the-Rain” or similar weather resistant books.  Field books become the property of the Department upon completion of the work. (3/31/00)R252M98

Add the following:

- Weekly furnish to the Engineer for approval the following cross section information.

  - Cross section data on diskette or compact disk in a comma delimited ASCII, station, offset, elevation format.  The format and content of the data shall be approved by the Engineer.

  - One set of cross section plots of the original ground and all finished surface grade points including all points required to determine the end areas of all embankment and excavation items on the plot.   Each plotted cross section shall contain as a minimum the following:

    - The station of the cross section.

    - The end area for all embankment and excavation items contained on the cross section.

    - A reference to the field book and page number where the original survey data is contained for the cross section.

These end areas must be derived from the data found in the referenced book as well as with the data collected and furnished in item a. above.

Plot the cross section on 610mm x 914mm paper at a horizontal scale of 1 cm to 20 m and 10:1 vertical to horizontal ratio.

No work on excavation or embankment items shall be allowed prior to the work described in paragraph 14 being approved by the Engineer.  Allow 72 hours for Engineer approval.  Within 2 weeks of completion of the cross section survey, furnish a complete set of cross section plots and the cross section data for these plots as defined above to the Engineer for final review and approval.

642-3.03 MONUMENTS. Delete the second sentence of the first paragraph and substitute the following:  Reference all property markers/corners, monuments or accessories which may be disturbed or buried during construction.  Prepare and record Monument Record Forms in the appropriate Recorder’s Office prior to disturbing monuments.  Monument Record Forms may be obtained from the Engineer.  Reestablish monuments in their original position prior to the completion of the Project. (3/12/03)R269M98

642-5.01 BASIS OF PAYMENT.  Add the following after the first paragraph: You will not receive any payment for Item 642(9), Reference Existing Monument until the Monument Record Forms are recorded in the local Recorder’s Office. (3/12/03)R269M98

SECTION 643

TRAFFIC MAINTENANCE

# Special Provisions

643-1.03 TRAFFIC CONTROL PLAN. Replace the last paragraph with the following: You may request a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project in writing.  If the waiver is approved, all movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan.  Maintain a minimum 3.6 meter lateral separation between the non street legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations. (05/13/03)R222M98

643-2.01 MATERIALS. Delete this subsection in its entirety and substitute the following: Provide traffic control devices conforming to the following requirements:

- Signs.  Use signs, including sign supports, that conform to Section 615, the ATM and ASDS.

- Construction Signs:  Use regulatory, guide, or construction warning signs designated in the ASDS.

- Permanent Construction Signs:  As designated on the Plans or on an approved TCP.

- Special Construction Signs:  All other signs are Special Construction Signs.  Clearly and neatly mark the size of each sign on the back in 75mm black numerals.

- Portable Sign Supports.  Use wind-resistant sign supports with no external ballasting.  Use sign supports that can vertically support a 1.2 m x 1.2 m traffic control sign at the height above the adjacent roadway surface required by the ATM.

- Barricades and Vertical Panels.  Use barricades and vertical panel supports that conform to the ATM.  Use Type III Barricades at least 2.4 m long.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

- Portable Concrete Barriers.  Use portable concrete barriers that conform to the Plans.  For each direction of traffic, equip barriers with at least two side-mounted retroreflective reflectors or a continuous longitudinal stripe or preformed retroreflective pavement marking tape mounted 150mm below the top of each barrier section.  Use yellow reflectors or tape if you use barriers at centerline.  Use white reflectors or tape if you use barriers on the roadway shoulder.

- Warning Lights.  Use Type A (low intensity flashing), Type B (high intensity flashing) or type C (steady burn) warning lights that conform to the ATM.

- Drums.  Use plastic drums that conform to the requirements of the ATM.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

- Traffic Cones and Tubular Markers.  Use reflectorized traffic cones and tubular markers that conform to the requirements of the ATM. Use traffic cones and tubular makers at least 710mm high.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

- Interim Pavement Marking: Apply markings according to Section 670 and the manufacturer’s recommendations.  Use either:

- Paint conforming to subsection 708-2.03 with glass beads conforming to Subsection 712-2.08,

- Preformed marking tape (removable or non-removable) conforming to Subsection 712-2.14, or

- Temporary raised pavement markers conforming to Subsection 712-2.15 or 712-2.16 as appropriate.

- High-Level Warning Devices.  Use high-level warning devices that conform to the ATM.

- Temporary Crash Cushions.  Use approved temporary crash cushions conforming to the ATM.  Use reflective sheeting that meets AASHTO M 268 Type II or III.  Do not use permanent crash cushions as temporary crash cushions.  Use sand or water filled crash cushions only when the forecasted temperature, when used, is above 5 C.

- Sequential Arrow Panels.  Use Type A (610mm x 1220mm), Type B (762mm x 1524mm) or Type C (1220mm x 2438mm) panels that conform to the ATM.

- Portable Changeable Message Board Signs.  Use truck or trailer mounted portable changeable message board signs with a self contained power supply for the sign and with the following features:

- Message sign panel large enough to display 3 lines of 229mm high characters.

- Eight character display per message line.

- Fully programmable message module.

- The capacity to create, preview, and display new messages and message sequences.

- A waterproof, lockable cover for the controller keyboard.

- An operator’s manual, a service manual, and a wiring diagram.

- Quick release attachments on the display panel cover.

- Variable flash and sequence rates.

- Manual and automatic dimming capabilities on lamp bulb matrix models.

- Locate the bottom of the sign panel at least 2.1 m above the pavement.

- Operate with a battery pack a minimum of 2 hours under full load.

- Plastic Safety Fence.  Use 1.2 m high construction orange fence manufactured by one of the following companies, or an approved equal:

- “Safety Fence” by Services and Materials Company, Inc., 2200 South “J” Street, Elwood, Indiana, 46036.  Phone (800) 428-8185.

- “Flexible Safety Fencing” by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706.  Phone (800) 648-7974.

- “Warning Barrier Fence” by Plastic Safety Systems, Inc. P.O. Box 20140, Cleveland, Ohio, 44120.  Phone (800) 662-6338.

- Temporary Sidewalk Surfacing.  Provide temporary sidewalk surfacing as required by an approved TCP and the following:

- Use plywood at least 12mm thick for areas continuously supported by subgrade.  Use plywood at least 25mm thick for areas that are not continuously supported.

- Do not use unsupported 25mm plywood longer than 750mm

- Use plywood with regular surfaces.  Do not overlap plywood joints higher than 25mm.

- Use a method that will withstand 40 km/hr wind velocities to hold temporary surfacing in place.

- Temporary Guardrail.  Use temporary guardrail that meets Section 606, except that posts may require placement under special conditions, such as frozen ground.

Flagger Paddles.  Use flagger paddles with 600mm wide by 600mm high sign panels, 200mm Series C lettering (see ASDS for definition of Series C), and otherwise conform to the ATM.  Use reflective sheeting that meets AASHTO M 268 Type II or III.  (09/29/00)M91

Add the following:

17.	Flexible Markers.  Refer to Subsection 606-2.01 Materials.

(05/13/03)R222M98

Standard Modifications

Add the following Subsection:

643-2.02 CRASHWORTHINESS. Submit documentation, by the method indicated, that the following devices comply with the requirements of the National Cooperative Highway Research Program (NCHRP) Report 350, (Test Level 3) on the given schedule.

| Work Zone Traffic Control Device Compliance with NCHRP 350 |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Category | ## Devices | Compliance Required for New Devices* | Full Compliance Required** | Method of Documentation |
| 1 | Cones, candles, drums w/o attachments, delineators | 10/1/98 | 1/1/02 | Manufacturer’s Certification for devices exceeding height and weight limits |
| 2 | Barricades, portable sign supports, drums w/ lights, other devices weighing less than 45 kg but not included in category 1. | 10/1/00 | 1/1/04 | FHWA approval letter. |
| 3 | Truck mounted attenuators and portable crash cushions. | 10/1/98 | 1/1/02 | FHWA approval letter. |
|  | Portable concrete barriers | 10/1/02 | 1/1/08 | FHWA approval letter. |

*  All devices purchased after this date.

**All devices used after this date.

Category 1 devices that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350, Test Level 3.  This certification may be a one-page affidavit signed by the vendor.  Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.  No certification is required for devices within the weight and height limitations.

Composition		Weight		Height

Cones		Rubber			  9 kg	920mm

Plastic			  9 kg	1220mm

Candles	Rubber			  6 kg	920mm

Plastic			  6 kg	920mm

Drums		Hi Density Plastic	35 kg	920mm

Lo Density Plastic	35 kg	920mm

Delineators	Plastic or Fiberglass	 N/A	1220mm

Category 2 and listed category 3 devices may be documented by submitting an official letter from the Federal Highway Administration stating the device NCHRP 350, Test Level 3 requirements. Letters for many devices may be found on the FHWA’s Work Zone Device web site: (http://www.fhwa.dot.gov/.)

Submit documentation of compliance to the Engineer before using devices on the project. (09/29/00)M91

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. Add the following: Whenever construction activity encroaches onto the safe route in a traffic control zone, station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

Standard Modifications

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  In the fourth paragraph, third sentence, change “crossings” to “closures”.  (06/25/99)M 80

Special Provisions

Add the following:  You may maintain traffic on a continuous gravel surface for 3,048 meters (measured along the centerline) at any one time.

643-3.04 TRAFFIC CONTROL DEVICES.  Delete the first sentence of the eighth paragraph and substitute the following:  All items paid under this Section shall remain your property unless stated otherwise.

Add the following to 1. Embankments.: Close all trenches and excavations at the end of each continuous work shift.

Add the following to 3. Fixed Objects.: Remove all obstructions greater than 100mm above the nominal foreslope grade at the end of each continuous work shift

Delete item 6 and replace with the following:

6.	Street Sweeping.  Keep free of loose material all paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where your operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

- Power Brooming.  Use a power broom capable of ejecting all loose material to the shoulder of the road.  Remove all loose material from all pave portions of the roadway and haul routes open to the public.  This includes sections of roadway off the project where the Contractor’s operations have deposited loose material.

Change items 7 and 8 to 8 and 9 respectively.

Add the following:

10.	ET-2000 LET.  The price listed in the Traffic Control Rate Schedule will be full compensation for the purchase, installation, maintenance during construction, removal and salvaging the ET-2000 LET unit(s).  Deliver the salvaged unit(s) to the nearest DOT&PF Maintenance and Operations’ district office, or as directed by the Engineer.

643-3.05 AUTHORITY OF THE ENGINEER. Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT. Add the following: Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding,” potholes, excessive dust or mud, or dirty or out of place traffic control devices.  The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full unimpeded use by the public.  Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. Delete the last sentence and substitute the following: Unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic during the times listed below:

Monday through Friday

0600 to 0800

1600 to 1800

Lane restrictions, if allowed shall be conducted so that no more than a 5 minute accumulated stopped delay, 20 vehicles, or 0.2 kilometers of traffic is detained, whichever occurs first, before releasing the detained motorists.  During paving operations a 10 minute stopped delay, 40 vehicles, or 0.4 kilometers of traffic detained, will be allowed for all motorists except school buses.  If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

Obtain the local school bus schedule and coordinate his work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.  Make every effort not to delay school buses through the construction work zone. (05/13/03)R222M98

Add the following:

The Contactor will be allowed three weekend closures at the following locations:

- DeArmoun/Sabine intersection to install the storm drain crossing.

- DeArmoun/Westwind to install the ACS/GCI Duct System crossing.

- DeArmoun/Elmore to install the ACS/GCI Duct System crossing.

The Contractor will coordinate his operation with the Utility Relocation Contractors when the Duct System is being installed, when the ACS and GCI lines are relocated to the Duct System, when the Enstar Gas line is being relocated and when the Chugach Electric facilities are being relocated.

643-3.09 INTERIM PAVEMENT MARKINGS. In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following: Apply final pavement markings according to Subsection 670-3.01 CONSTRUCTION REQUIREMENTS of these Special Provisions. (05/13/03)R222M98

Add the following Subsection:

643-3.10 PUBLIC INFORMATIONAL PROGRAM.

Description: This item consists of all labor, equipment, and materials to provide a Public Information (PI) professional to accomplish the following work as directed by the Engineer.  The PI person shall have a minimum of five (5) years demonstrated professional experience in performing similar informational campaigns involving multi-media, i.e.: television, radio, newspaper and public presentations.  S/he shall be responsible for all aspects of this service including coordination; public interaction; preparing graphics; developing mailing lists; supplying updated information; and all labor, equipment, postage, and materials to provide this service.  Logos, reports, software, visual aids, graphics and work products developed for this Project shall become the property of the Department, and delivered to the Engineer at the end of the work.  The PI professional's office shall be equipped with a facsimile machine.

This professional shall be responsible for the following tasks for the PI Program:

- Newspaper Advertising.  Design, produce and place advertising in the Anchorage Daily News as directed by the Engineer.

- Mail-outs.  Design and distribute informational mail-outs/flyers as directed by the Engineer throughout the construction season.  The mail-outs when requested shall contain most or all of the following:

a.	A brief description and map of the Project;

b.	The Contractor's anticipated construction schedule;

c.	A narrative of the possible delays to the traveling public through the Project;

d.	Detailed traffic information such as intersection, lane and/or sidewalk closures, their corresponding detours, and their effective dates;

e.	Locations of temporary bus stops;

f.	A description of possible impacts to abutting property accessing the Project;

g.	A listing of locations where current Project information may be obtained;

h.	Date and times of Open House meeting as required by the Engineer;

i.	The Contractor's 24-hour message number and office telephone number; and,

j.	The Engineer's Project office telephone number, e-mail address, and the web site address containing Project updates, schedules and general narrative information.

The mail-outs shall be sent to all addresses within three (3) city blocks or as directed by the Engineer on either side of the Project corridor, and shall be addressed to both the owner of record and the current tenant.

- Weekly Notices.  When requested by the Engineer, write and submit weekly Public Information Notices that identify road closures, restrictions to traffic, and detours.  Areas of potential traffic delay shall be emphasized and alternate routes noted.  Coordinate this effort with the Engineer and the Department's NAVIGATOR Informational Program.  Telephone numbers for further information, and the date and time for the next scheduled public open house meeting shall be provided.  The Engineer will approve the Notices.  Hand carry or fax the Notices to the local news broadcasting media, emergency services, public service organizations and the major retailers near the Project corridor.

Notices shall also be distributed to the following local officials and transportation organizations, including but not necessarily limited to:

Alaska Carriers Association

Alaska Trucking Association

Alaska State Troopers

Anchorage Police Department

Anchorage Fire Department

Anchorage School District

People Mover Transit Authorities

Local Emergency Medical Services

US Postal Service

- Public Open House Meetings.  When requested by the Engineer, prepare presentations for the Engineer's Open House Meetings, and for of each of the Community Councils that represent areas affected by this Project.  Presentation size graphics shall be used to help explain the Project to the general public.  The PI professional shall be the Contractor's representative and spokesman, able to speak for him.

- Other Agency Coordination.  When requested by the Engineer, coordinate with the Anchorage People Mover Transit Department (343-8294) to take advantage of programs which will help decrease traffic through this Project, such as Park-and-Ride with express bus service, Ride Share, and the car pooling program.  Also coordinate any major detours and closures with emergency service providers (police, fire, and ambulance), Anchorage School District bus operators, postal service, and the People Mover.

- Final Report.  If requested by the Engineer, submit a Report evaluating the Public Informational Program as detailed under this Subsection.  The Report shall include an outline of the program, an analysis of the program's effectiveness, and suggestions on how to improve the program's effectiveness, economy, and usefulness on future projects.

- Web Page.  When requested by the Engineer, generate an INTERNET web site for the Project containing Project updates, schedules and general narrative information.  Add links to the Department's NAVIGATOR Home Page (www.dot.state.ak.us/navigator.html).  Update the site weekly.

Materials and Construction:  Materials and Construction shall conform to the applicable sections of the Specifications.

Special Provisions.

643-4.01 METHOD OF MEASUREMENT. Page 376, under item 6 “Interim Pavement Markings,” delete the second paragraph.

Add the following: No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  All work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance. (05/13/03)R222M98

Add the following:  Item 643(31A) Public Informational Program will not be measured for payment.  The Engineer’s acceptance of the work shall constitute measurement.

643-5.01 BASIS OF PAYMENT. Add the following:

The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Meter | $215.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion / ET 2000 LET | Each | $3,000 |
| Pilot Car | Hour | $65.00 |
| Watering | Kiloliter | $5.25 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Meter | $8.00 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Meter | $12.50 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Meter | $4.00 |
| Temporary Guardrail | Meter | $70.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Meter Meter Meter Each | $0.90 $2.13 $0.24 $40.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $36.00/hour.  The Engineer does not require a change order/directive for the flagging pay item.  Additional flagging added by change order will be paid in accordance with Subsection 109-1.05.  (05/13/03)R222M98

Payment for Item 643(31A).  This item shall be paid on a contingent sum basis of paid receipts plus 15 percent, which shall be full compensation for providing the public information services.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 643(15) Flagging (05/13/03)R222M98 | Contingent Sum |
| 643(31A) Public Informational Program | Contingent Sum |

## SECTION 644

## SERVICES TO BE FURNISHED BY THE CONTRACTOR

Special Provisions

644-2.01 FIELD OFFICE.  Delete this subsection in its entirety and substitute the following: Furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after issuance of the notice of project completion as defined in subsection 105-1.15.  The following office requirements shall be met:

1.	A minimum of 200 square meters of floor area.  The office area shall be divided so that it contains an office room separated by a closable door.  The office room shall have a minimum of 15 square meters of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of ten (10) electrical outlets.

4.	A minimum of 9 square meters of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities and potable drinking water provided.

7.	Three (3) telephone service lines available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within 1600 meters of the project.

10.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

11.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

- Provide one mobilization and one demobilization of the Engineer’s office equipment and furniture.

(9/28/00)R63M98

644-2.02 FIELD LABORATORY. Delete sub-item g on page 380 and substitute the following:

g.	1900 liter capacity tank with a pressure pump or a commercial pressurized system.

Add the following:

- Supply 240 volt, 60 hertz power, a 45 kilogram propane bottle, and a 1900 liter capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

- Provide one mobilization and one demobilization of the Engineer's laboratory equipment.

(9/28/00)R63M98

Special Provisions

644-2.05 VEHICLES.  Delete first sentence in the first paragraph and substitute the following: Furnish and maintain four (4) full-size four-wheel drive pickup(s) or sport utility vehicle(s) for exclusive use of the Department throughout the project.  If you are working after October 1, provide studded snow tires for all the vehicles you provide for the Department’s use.

Add the following: Equip vehicles used by the Department with CB radios and yellow rotating beacons wired into the vehicle’s system with a dash mounted switch easily accessible to the vehicle operator.

You are responsible for normal wear and tear, and any other incidental damage including broken windshields, occurring during the Department’s operation and use. The Department is responsible for damage to any vehicle caused by its own negligent during operation. (11/26/02)R245M98

644-3.01 METHOD OF MEASUREMENT. Delete subparagraph “vehicles” and substitute the following:

Vehicle. Per each vehicle provided. If a replacement vehicle is necessary, no additional measurement for payment will be made. (11/26/02)R245M98

644-4.01 BASIS OF PAYMENT.

In the last full paragraph, beginning with: “Furnishing the following is subsidiary”, after: “platform scales,” insert: “scale operators,”. (06/25/99)M81

Add the following: Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory. (9/28/00)R63M98

Add the following:

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 644(7) Vehicle (11/26/02)R245M98 | Each |

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provision

645-1.01 DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  Enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j and 7.l, located in the "green pages" of this document.

645-3.01 General.  Determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following: contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

Furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

Periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

Provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02 Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03 Subcontracts.  In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01 Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311);

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311); or

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 645(1) Training Program, 2 Trainees/Apprentices | Labor Hour |

(10/29/91)S16

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE.  Delete this Subsection in its entirety and replace with the following:  Submit a detailed initial CPM Schedule at the preconstruction conference for the Engineer’s acceptance as set forth below.

The construction schedule for the entire Project shall not exceed the specified contract time.  Allow the Engineer 14 days to review the initial CPM Schedule.  If revisions are required, make them promptly.   The finalized CPM Schedule must be completed and accepted prior to commencement of any work on the Project.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.  Delete item 2.   60-Day Preliminary Schedule.

Delete the first sentence of item 3. Schedule Updates.  and substitute the following:  Hold job site progress meetings with the Engineer for the purpose of updating the CPM Schedule.  Meet with the Engineer monthly, or as deemed necessary by the Engineer.

(12/13/02)R261M98

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.03 EQUIPMENT LIST(S) AND DRAWINGS.  Delete item number 1 that follows the first paragraph, and add the following: The Approved Products List does not apply to the 660 items.  Provide catalog cuts of all materials to the Engineer for review and approval.

Add the following to the last paragraph. The Engineer will deliver one copy each to State Maintenance and Operations; Technical Services; and attach the appropriate sheets of the last set in clear plastic envelopes to the inside of each controller assembly and load center.

660-1.05 MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS.  Delete this subsection in its entirety and substitute the following: This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the contract.  The work includes: locating, repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned according to the following specifications

If you fail to maintain the electrical systems as specified herein, the Engineer will adjust payments to you according to subsection 643-3.06, Traffic Price Adjustment.

At the Pre-construction Conference, furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities.  Make this person available at all times until the date of Acceptance for Traffic and Maintenance and provide all labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When you begin work, the Engineer will notify you and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include replacing defective equipment or repairing damage before transferring maintenance responsibility.  Therefore, before starting work on the project, you should inventory the condition of the existing equipment and present written documentation of all damaged and defective equipment.  The Engineer will then inspect the equipment with the Contractor.  If you begin work before providing the Engineer with an inventory, you waive the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep all components of the existing and temporary electrical systems fully operational during the progress of the work, except when the Engineer allows shutdowns to alter or remove the systems.  The Engineer will consider these systems fully operational when he finds no damaged or defective equipment in service, all components are located and aligned as specified herein, and photoelectric controls operate the lighting systems.  The State will pay for all electricity used to operate the systems, if the public benefits from their operation.  Furnish replacement equipment compatible with existing equipment used in the Central Region.

Begin repair work on all systems within one hour of notification by the Engineer.  If you do not complete the repairs, the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due you.  When you work on a traffic signal system, print a record of all work performed in the diary found in each controller cabinet.  Make sure each entry includes:

1.	The date(s) and time(s) the changes or maintenance operations began and were completed, and the names of the crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	Conclude each entry with the printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to periods during normal working hours as specified in Section 643, Traffic Maintenance.  During the shutdowns, use flag persons to control traffic.  Provide local traffic enforcement and maintenance agencies 24-hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and all underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways remain open to traffic and the work includes modifying the existing lighting systems, energize the modified circuit by sunset on the same day you retire the original circuit.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever you reduce their clearance from the traveled way to less than 1.8 meters.

When no longer required, salvage all original and Department provided equipment in accordance with the plans and subsection 660-3.21, Salvaging or Reusing Electrical Equipment, and remove all other materials used in the temporary systems from the project.  (04/30/02)R65M98

Add the following subsection:

660-1.05(B) TEMPORARY ILLUMINATION SYSTEMS.  Provide temporary illumination at all locations with preexisting lighting, at all temporary traffic signals, and through all roadway sections that transition from section to another.  Provide this work during the life of the contract on all roadways open to traffic within the project limits.  Make temporary lighting systems operational by sunset on the day the system is replaced or retired, or a roadway and/or detour is opened to traffic.

Submit a plan for each temporary lighting system to the Engineer for his review and approval prior to implementation.  The temporary lighting plan shall equal or exceed the system(s) being replaced or modified; at intersections, the lighting system shall consist of a electrolier located on the far right side of each through street approach, installed adjacent to the through street radius returns.  The through street is the street with the vehicular right-of-way; consider both streets through at signalized intersections and four-ways stops.

Furnish and install all materials and miscellaneous hardware required to provide a functional lighting system, including electrical load centers.  All materials shall conform to the requirements of the plans and specifications, except branch conductors may be triplex aluminum with messenger cable if they are installed overhead.  Install branch conductors in underground electrical conduit when overhead conductor clearances do not conform to the National Electrical Safety Code (NESC).  Size illumination conductors to provide the minimum ballast voltage recommended by the manufacturer at the most remote luminaire.  Existing luminaires or new luminaires with a light distribution compatible with the proposed lighting system configuration may be used.

Use one of the following pole types, or combinations thereof, that maintain a minimum 12 m luminaire mounting height.  Mounting height is the difference in elevation between a luminaire refractor and the edge of traveled way beneath it.  Existing poles may be reused, if they are not utility owned.  Poles from the permanent lighting and temporary signal systems, and Contractor supplied 15 m long ANSI Class 4 wood poles may also be used.  The Contractor may also furnish and use steel or aluminum poles, provided they meet AASHTO Standard Specifications for Structural Supports design criteria for 130 kilometer per hour wind speeds.

Install all light poles with the ends of the mast arms situated over the edge of the traveled way.  Retain the breakaway base features, when relocating existing electroliers.  Provide all other poles installed in the clear zone, except traffic signal poles, with FHWA approved slip bases, transformer bases, or frangible couplings.  Install wood poles and all other fixed base poles behind portable concrete barrier; provide a 0.6 meter space between the barrier and the pole.

Permanent, existing, or temporary load centers may be used to energize the temporary lighting and signal systems.  Use only existing load centers scheduled to remain intact until completion of the project, and reuse only if approved.  Approved load centers include load centers UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "Suitable for use as service equipment".  Provide approved temporary load centers with photoelectric controlled lighting circuits, when an existing load center is not available for use or is not approved and must be retired due to conflict with the work.  Provide all work to modify load centers as required to provide functional temporary lighting and signal systems in accordance with the NEC.

660-2.01 EXCAVATING AND BACKFILLING.  Add the following to the first paragraph: Excavate trenches for installing rigid metal conduit to a depth 150mm below the bottom of the rigid metal conduit.

In the fourth paragraph, change: “Subsection 204-3.01" to: “Section 204.”

Add the following after the fourth paragraph: Embed conduits between two 150mm lifts of material that are free of rocks exceeding a 25mm maximum dimension.  (04/30/02)R65M98

660-2.04 POLES, STEEL PEDESTALS AND POSTS.  Add the following: Furnish back-up calculations stamped by a registered professional engineer.

Relocate existing standards per the plans in a manner that maintains their existing condition.  Replace standards damaged or destroyed by your operations at your expense.  When galvanized standards are relocated, repair rusted or scarred surface areas according to subsection 660-2.15 Galvanizing.

Fabricate pile cap adapters from steel piles that conform to ASTM A252 grade 3 and steel plate that conforms to ASTM A709 grade 50.  Only use seamless piles or piles with a single longitudinal seam that is electric resistance welded.  Attach the anchor plate to the pile section with a complete joint penetration (CJP) weld.  Furnish the adapters hot dip galvanized according to ASTM A123, except leave the beveled edge free of zinc.  Fabricate the anchor plate to match the base plate of the lighting standard.  See the detail sheet in the plans for all dimensional information.

Complete all welding design, fabrication, and inspection according to the latest edition of the AWS D1.1, Structural Welding Code-Steel

- Circumferential Welded Splices

- Inspect 100% of CJP welds by ultrasonic testing (UT)

- Longitudinal Seam Welds

- Inspect 100% of CJP welds by ultrasonic testing (UT)

- Inspect 25% of all PJP welds of longitudinal seams by magnetic particle testing (MT)

- Base Connection Welds

- Inspect 100% of all base connection welds.

- Inspect CJP welds by UT

- Inspect fillet welds by MT

- At least 14 calendar days before welding, submit the welding plan and mill certification reports for all steel to the Quality Assurance (QA) representative for approval.  Do not begin welding until these items have been returned approved in writing by the QA representative.  The welding plan shall consist of the following:

- Welding Procedure Specification (WPS)

- Procedure Qualification Record (PQR)

- Welder Performance Qualification Record (WPQR)

- Visual Inspection Form

- Report of Nondestructive Examination (NDE) of Welds according to Annex K, latest edition of AWS D1.1

- NDE personnel qualification records

- The Contractor’s Quality Control (QC) manager with documentation of qualifications

- Furnish all Quality Control inspection necessary to ensure that the materials meet the requirements of the contract documents and that workmanship meets the requirements of AWS D1.1.

- Correct all deficiencies in materials and workmanship revealed by inspection in accordance with AWS D1.1 without additional compensation.

- Furnish all completed QC inspection documents to the QA representative as designated by the State. (04/30/02)R65M98

660-2.05 CONDUIT.  Add the following: The Engineer will only allow trenching to install conduits across roadways scheduled to be paved or overlaid.  Trenching after the final asphalt course is in place will not be allowed.

Delete paragraph 17 and add the following: Wherever the plans show reusing existing conduits, clean them using compressed air before pulling in the new cables.  Existing illumination cables that will be reused may be left in the conduits while you clean them.  Use a heavy-duty air compressor that delivers at least 3.540 cubic meters per minute (125 cfm) of air at 0.758 MPa (110 psi).

660-2.06 JUNCTION BOXES.  Delete the second paragraph and substitute the following: Only use pre-cast reinforced concrete junction boxes conforming to the sizes and details shown on the plans.  All junction box lids shall be cast iron.

660-2.08 CONDUCTORS.  Delete the first paragraph of item 2 “Power Conductors and Cables” and add the following: Use power conductors and cables manufactured according to ICEA publication S-66-524 and NEMA Publication No. WC7, and which are UL listed and labeled for direct burial and resistance to sunlight.  Furnish conductors insulated with chemically cross-linked polyethylene UL listed and labeled as type XHHW-2.  Furnish cables rated for 600 volts AC operation and which do not contain an integral ground conductor.

Furnish cables consisting of three #8 AWG conductors with conductor insulation colored black, white, and red.  Furnish cables with three conductors larger than #8 AWG with conductor insulation colored black, white, and red, or with all black conductor insulation with printed numbers identifying each conductor per ICEA method 4.

Delete subparagraph “d” of item 2. Power Conductors and Cables and add the following: Furnish highway and sign illumination cables that contain #8AWG conductors with a low density, high molecular weight polyethylene jacket. (04/30/02)R65M98

660-2.09 WIRING.  Delete the phrase: “and loop lead-in cable splice (single pair or multiple pair)” from the first sentence in the paragraph numbered eleven.

Add the following: Encapsulate all loop lead-in cable splices in rigid, transparent, PVC molds filled with re-enterable polyurethane electrical insulating and sealing compound.  Furnish splice kits rated for 1000-volt operation and direct burial.

Provide molds that are re-useable and come in four pieces held together with stainless steel hose clamps.  Two pieces form a cylinder and two flexible end caps seal the ends and allow the conductor entry.  Use molds with dimensions suitable for the splice made, encase the cable jackets, and have fill and vent funnels.

Use a loose woven polyester web between the splice and the inside of the mold, which allows a full 6-mm of insulating compound to flow around the splice.  Fill the PVC molds with re-enterable polyurethane electrical insulating and sealing compound that cures transparent, is nontoxic, is non-corrosive to copper, and does not support fungi or mold growth.

Delete paragraph numbered 14. and add the following: Label the cables used in the signal and illumination systems with the following legends:

- For the cables listed in Table 660-1, use the legends included in the same Table.

- Use the loop number shown on the plans to label each tail of all loop detectors and the paired loop lead-in conductors in the controller cabinet.

- For interconnect cables, use the first letter of the direction the cable follows to the adjacent intersection on each cable.  Add a number suffix if more than one cable is routed to the adjacent intersection.

Furnish the two types of identification tags listed below that feature hand written legends.  Write the legends specified neatly and legibly, using a black marking pen recommended by the tag manufacturer.  Replace at no expense to the State all identification tags the Engineer deems illegible.

- Use identification cable ties for labeling loop detector tails and the paired conductors included in each loop lead-in cable in the controller cabinet.  Furnish identification cable ties made of nylon that feature a nonmagnetic stainless steel locking device embedded in the head and a tag attached "flag style" to the head.  The cable ties shall consist of a single strap with a minimum size tag of 20mm by 9mm.

- To label all other cables, use cable tags made of nylon reinforced vinyl impervious to the elements and which will not tear.  Provide tags with a 100mm by 44mm minimum size that attaches flag style at one corner to a single strap.  Furnish yellow tags for labeling all signal and interconnect cables and red tags for labeling lighting and feeder cables.

660-2.10 FUSED SPLICE CONNECTORS.  Add the following: Retrofit reused poles with new tap wires, and fused disconnect kits.

660-2.11 BONDING AND GROUNDING.  Add the following after the first paragraph: Install a 19 mm by 3.0 m copper clad ground rod under “P” type controller cabinet foundations.

Add the following after the second paragraph: All hardware, including grounding bushings, ground rods, and ground rod clamps shall be UL listed. Furnish threaded type grounding bushings that are made of malleable iron or steel and feature a zinc or galvanized finish.  Bushings shall also feature an insulated throat, a tin-plated copper saddle for attaching the grounding conductors, and stainless steel set screws.

Retrofit all existing spare conduits that will contain new cables exclusively with new grounding bushings. Whenever you reuse an existing conduit that contains no ground conductor, install a bare No. 8 AWG copper wire as the ground conductor. Where conduits are installed for future conductors, the above mentioned copper wire may be omitted. (3/30/00)R215M98

660-3.16 LUMINAIRES.  Add the following: Furnish high-pressure sodium lamps with a rated life of 24,000 hours based on 10 hours per start.

Furnish luminaires that

- Are UL 1572 listed for use in wet locations.

- Include a terminal block for terminating the illumination tap conductors.

- Feature an easily removed hinged door or tray used exclusively for mounting the ballast.

- Provide the illumination levels and uniformity specified (or better) in the arrangements listed on the plans when calculated according to the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8, dated 1983.

- Include a lamp-starting aid that plugs into a socket for easy replacement.

- Feature a wire way that meets NEC requirements for installing three #10 AWG conductors with type XHHW-2 insulation between the pole and a terminal block located in the luminaire.

- Are free of substances (such as paint) that affect photometric performance.

Furnish the Engineer with the manufacturer’s current electronic photometric data in Illuminating Engineering Society (I.E.S.) format to verify illumination levels and uniformity ratios.

Luminaire Type Definitions:

MC-3:	Mast arm Mounted Medium Cutoff, Type 3 as defined by the Illuminating Engineering Society (I.E.S.).

SC-5:	Short Cutoff, Type 5 as defined by the I.E.S.

Offset:	Pole top mounted luminaires designed to be offset between 6 and 15 meters from the edge of traveled way and angled between 30 and 50 degrees from the horizontal. (04/30/02)R65M98

660-3.21 SALVAGING OR REUSING ELECTRICAL EQUIPMENT.  Add the following: Transport all signal equipment from the project, to the State of Alaska, Highway Maintenance Yard located on Tudor Road in Anchorage.  Allow maintenance personnel to select the equipment they would like to salvage, and dispose of all remaining equipment.  Contact Maintenance and Operations District Superintendent at (907) 269-5700; provide one week notice of your intent to deliver salvaged materials

660-5.01 BASIS OF PAYMENT.  Add the following: The prices paid for the items included in the Contract includes full compensation for all work involved in furnishing and installing, assembling, modifying, and removing the components of the systems shown on the plans.  This includes: completing all excavation to install foundations, conduits, and junction boxes, backfilling and compacting trenches, removing and replacing improvements, installing sumps under junction boxes, and pulling conductors.  The prices paid also include full compensation for all work specified in the Standard Specifications and Special Provisions.  This includes: getting all materials approved; preparing as-built plans, maintaining the electrical systems, adjusting junction boxes to grade, making all splices, labeling all conductors, completing all tests, and delivering salvaged electrical equipment. (04/30/02)R65M98

Add the following Section:

# SECTION 669

AUTOMATED TRAFFIC RECORDERS

Special Provisions

669-1.01  DESCRIPTION.  This work shall consist of furnishing and installing three automated traffic recorder stations.

An Automated Traffic Recorder (ATR) station is a vehicle detection system and may contain a traffic volume counter, an Automated Vehicle Classifier (AVC), a Weigh-In-Motion (WIM) system and/or other equipment.  ATRs are operated and maintained by personnel of the Highway Data Section (HDS); main office located at 2200 E. 42nd Ave., Anchorage, phone (907) 269-0876.

The simplest form of ATR is an Intermittent Volume Recorder (IVR), which consists of inductive loop sensors connected to a traffic counter.  In each traffic lane, an inductive loop is buried beneath the pavement.  Lead wires run from the sensors to a type CBA1 cabinet located at the side of the road. At the type CBA1 cabinet, the lead wires connect to the traffic counter.  Traffic volume information is collected by a portable, battery-operated traffic counter that detects passage of vehicles and stores the data for later retrieval.

The locations of traffic detection sensors and cabinets, shown on the plans are approximate and the Engineer shall establish the exact locations in the field.

A general description of the Automated Traffic Recorders on the project is as follows:

H1:	DeArmoun Road Station 0+316, IVR, 3 lane vehicle sensor array with 1 Presence Loop per lane, existing CBA1 cabinet without electrical and without telephone service.

The Contractor shall supply and install the Junction Boxes, Conduit, and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H2:	DeArmoun Road Station 1+206, IVR, 2 lane vehicle sensor array with 1 Presence Loop per lane, 17 m right offset CBA1 cabinet without electrical and without telephone service.

The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit, and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H3:	DeArmoun Road Station 2+070, IVR, 2 lane vehicle sensor array with 1 Presence Loop per lane, 17 m right offset CBA1 cabinet without electrical and without telephone service.

The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit, and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

    - REGULATIONS AND CODE.  All materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01  MATERIALS.  All materials provided shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring.  All wiring shall be in accordance with subsection 660-2.09, Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.  All wires and cables must be home run labeled in each junction box and cabinet; for example, W1SLA (for wire) and GaSLA (for cable) as shown on the plans.

2.	Conduit.  All conduit shall be in accordance with subsection 660-2.05, Conduit. All conduit, except for PVC conduit forming the inductive loops, shall be galvanized rigid metal.  All grounding bushings shall be plastic-sleeved to minimize the potential for  insulation damage during wire pulls.

3.	Junction Boxes.  All junction boxes shall be in accordance with subsection 660-2.06, Junction Boxes.  The covers of all junction boxes used for loops or sensor wires shall be labeled 'TRAFFIC'.  The covers of all junction boxes used to provide electrical service to ATR installations shall be labeled 'ELECTRIC’.  Junction boxes for 120V/240V electrical service shall be kept completely separate from junction boxes containing loop or sensor wiring.

4.	Terminal Blocks.  All terminal blocks shall have nickel, silver or cadmium plated brass binder-head screw terminals.  Terminal blocks shall be a barrier type, rated 600 VAC at 20 amps, sized for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips.

5.	Presence Loops.  All presence loops shall be in accordance with subsection 660-2.08, Conductors.  Conductors used for detector presence loops shall be UL listed as IMSA specification #51-5-1984 single conductor PVC nylon with tube jacket, type THHN, #14 AWG.

Multiple pair loop lead-in cable shall consist of twisted pairs of 18AWG stranded tinned copper wire.  Each twisted pair shall have its own 20AWG tinned copper drain wire.  An aluminum foil shield shall surround each individual bundle of twisted pair and drain wire.  Multiple pair loop lead-in cable shall have an overall PVC or PE outer jacket.

- Style CBA1 Cabinets.  All cabinets shall meet or exceed a NEMA Type 3R rating.  Style CBA1 cabinets shall meet the following requirements:

- Cabinet Dimensions.  Unless otherwise shown on the plans, the cabinet shall be 518mm high, 440mm wide, and 412mm deep.

- Cabinet Construction. The cabinet and hinged door shall be constructed from sheet aluminum alloy, and shall be unpainted with a smooth exterior finish.  All welds shall be neatly formed and free of irregularities.  All inside and outside edges of the cabinet shall be free of burrs.  Cabinet shall be provided with aluminum mounting plate as shown on the plans.

- Shelf.  An adjustable equipment shelf shall be mounted inside of the cabinet.  The adjustable equipment shelf shall be supported on both sides and located 75mm upwards from the bottom of the cabinet.  The adjustable equipment shelf shall be constructed from 5052-H32 or better sheet aluminum alloy with a minimum thickness of 3.15mm.

- Pavement. Pavement materials shall meet the following requirements:

- Asphalt Pavement.  Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement for Asphalt Concrete, Type I and shall be approved by the Engineer.

669-3.01 CONSTRUCTION REQUIREMENTS.

- Wiring.

- Referenced Requirements.  All wiring shall be installed in accordance with subsection 660-2.09, Wiring.

- Termination.  At junction boxes, unused pairs shall be terminated within splices.  At cabinets, unused pairs shall be terminated to a terminal block.  At terminal blocks, all conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs.

- Relief.  All wiring shall have at least 0.6 meters of slack cable in each junction box and at least 1.8 meters of slack cable available in the equipment cabinet prior to the terminal block.

- Labeling.  All wiring shall be labeled in all junction boxes and at all terminal blocks.

- Conduit.

- Referenced Requirements.  All conduit shall be installed in accordance with subsection 660-2.05, Conduit, or as indicated on the plans.

- Pull Cords.  Nylon pull cords shall be left in all conduits larger than 25mm and in all spare conduits.

- Bushings.  Plastic or plastic-sleeved bushings shall be in place before wire pulls are performed.

- Junction Boxes.

- Referenced Requirements.  All junction boxes shall be installed in accordance with subsection 660-2.06, Junction Boxes, or as indicated on the plans.

- Voltage Limitation. Junction boxes used for ATR installations shall not contain any wiring of systems at or greater than 24 V or conduits carrying wiring of systems at or greater than 24 V.

- Terminal Blocks.

- Terminal Block Placement.  Terminal blocks within cabinets shall be mounted so that all terminals are easily accessible from the front of the cabinet.

- Labeling.  All terminal blocks and wire pairs shall be clearly labeled on the block.

- Termination.  All conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs

- Presence Loops.

- Referenced Requirements.  All presence loops shall be installed and constructed in accordance with subsection 660-3.08, Installation Details, unless otherwise specified on the plans.

- Placement Design Adherence.  The plans are not schematics; installation of the presence loops shall closely conform to the location and layout of conduit runs shown in the plans.

- Presence Loop Dimensions.  Unless otherwise noted, presence loops shall be formed of four turns of wire, and shall be 1.83 m square with plus-or-minus 25mm (± 25mm) tolerance.

- Lead-in Conduit.  All lead-in conduit from edge of pavement to the presence loops shall be straight and perpendicular to the center line of the road.

- Presence Loop Alignment. Presence detector loops shall be centered in the traffic lane plus-or-minus 25 mm (± 25mm) tolerance.

- Presence Loops in Asphalt.

- Presence Loops In Existing Asphalt.  All presence loops installed through existing asphalt pavment shall be installed using full-lane-width cuts a minimum of 2.43 m in length.  Inductive loops shall be centered in the 2.43 m cut and spaced a minimum distance of 0.3 m from the edge of the cut. All edges of the cuts shall be heated and tack-coated during patching to ensure full adhesion.  All full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from 'telegraphing' through the final lift asphalt.

Compaction tests shall be required at the discretion of the Project Engineer.

- Presence Loops In New Asphalt.  All loops installed in new asphalt paving shall be installed immediately prior to final paving of the particular section of road.  Installation of loops after final lift paving shall not be permitted.

- Cabinets.

- Cabinet Placement and Orientation.  All Cabinets shall be installed out of the clear zone and with the doors facing away from the road.

- Conduit Entry.  All conduits entries for any above-ground enclosure shall be made through the bottom of the enclosure.  No conduit runs shall be cut through the sides or top of any above-ground enclosure.

- Style CBA1 Cabinets.

- Mounting.  The Style CBA1 cabinets shall be mounted on a 63mm perforated steel tube and supported with a sleeved concrete foundation as shown on the plans.

- Terminal Blocks. Terminal blocks in CBA1 cabinets shall be mounted vertically as shown on the plans.

- Asphalt Pavement Smoothness: There shall be no transverse seams, joints or roughness within 15.24 m of any inductive loops placed in asphalt pavement section.  The finished surface of the asphalt shall be tested with a straightedge 3 m long.  The surface shall not vary more than 6 mm from the lower edge of the straightedge within 15.24 m of all sensors at the ATR installations.  At the discretion of the Engineer, a profilograph equipped with a chart recorder shall be run along each wheelpath of each lane.  The profilograph will be supplied by the Highway Data Section and shall be operated by Contractor personnel.  Each profilogram shall extend 15.24 m beyond either end of the ATR installation.  The asphalt surface as recorded by the chart recorder shall not vary more than 6mm in 3 m of distance.

- Field Inspection.  Before installation of conduit, wiring, inductive loops or cabinets, the Contractor shall notify the Engineer.  Notification shall be given in writing, a minimum of 3 working days prior to installation (excluding Saturday, Sunday and State or Federal Holidays).  The Engineer shall be present to approve the installation prior to final burial or encasement.  Any unacceptable installations shall be corrected and re-inspected for completeness prior to burial or encasement.  Any burial or encasment without approval by the Engineer shall be uncovered, removed, and/or replaced at the Contractor's expense.  Any expense or delay in the project scheduling will be the responsibility of the Contractor.

669-3.02 ACCEPTANCE TESTING.  The Contractor shall perform acceptance testing on all ATR installations.

- General Tests.  The contractor shall perform tests for the ATR installations in accordance with subsection 660-3.08, Installation Details.

669-3.05 DELIVERABLES.  All deliverables shall be submitted to the Engineer prior to final approval of the work or as otherwise called for herein.

- Materials Submittal.

- Format and Contents.  The Contractor shall provide a Materials Submittal of proposed equipment and materials for the ATR installations.  The Materials Submittal shall consist of three collated copies of an equipment and materials portfolio.  Each identical portfolio shall contain information of sufficient detail to determine the suitability of the equipment and materials proposed.

- Table of Contents.  Each portfolio shall include a table of contents listing each item's intended uses, item description, product name, manufacturer, model or part number and reference to associated information within the portfolio.

- Reference Drawings.  The Materials Submittal shall include a detailed shop drawing of each equipment cabinet showing the location of all mounted components.

- Delivery Interval.  The Materials Submittal shall be delivered for review and approval of the Engineer within thirty days following award of the contract.

- Liability.  The State of Alaska will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

- As-Built Plans.

- The Contractor shall prepare four complete sets of as-built plans which will be current with the construction. These as-built plans shall detail all construction changes made to the ATR design and include the following information on the appropriate sheets:

- Location and depth of all inductive loops, piezo sensors, conduit runs and scales.

- Locations of all equipment cabinets and junction boxes.

- Station and offset of all junction boxes

- Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation in a waterproof, clear plastic holder.

- Redlines of full size construction plans will be acceptable as-builts.

- Photographs.

- The Contractor shall provide photographic prints, 35mm negatives and Kodak PictureCD format CDROMs documenting all sensor installations.

- Photographs, negatives and CDROMs shall be delivered organized in one or more white colored, D-ring style, 3 ring binders with clear insert overlays on fronts and spines.  Photographs and negatives will be mounted in archival quality polypropelene pocketed sheets.  CDROMs will be placed in CD storage sheets inside the binders.

- The photographs shall be 127mm x 178mm color prints.

- Each photograph shall be labeled with the identification of its subject.  ATR station and device designation as indicated on the plans will be used as identification whenever possible (example: H1 - W1NLA ).  Labels will be photographed with the subject and will be rendered large enough to be read with the unaided eye.

- The photographs shall show the inductive loops and conduit in place prior to covering with gravel and pavement for asphalt pavement sites, or prior to covering with epoxy compound for concrete pavement sites.  The photographs shall include:

- Two or more overall views of each ATR installation showing placement of the inductive loops.

- One or more views of each loop showing the loop and the conduit to the nearest junction box

- Test Results.  Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation.  Tests will be conducted in accordance with subsection 660-3.08, Installation Details.

- Manuals.  The Contractor shall provide to the Engineer all installation, repair and operation manuals for all Automated Traffic Recording equipment, telemetry equipment, dataloggers, and environmental sensors.

- Materials.

- The Contractor shall provide to the Engineer any ATR equipment, sensors, and all epoxy grout remaining after installation.

- The contractor shall palletize the Deliverable Materials.

- The contractor shall group the contents of each pallet by like items.

- The contractor shall attach to each pallet a sealed plastic pouch containing complete copies of all Material Safety Data Sheets that apply to the contents of that pallet.

- The contractor shall provide an itemized list of all Deliverable Materials.  For each item, the list shall detail:

- Item description: including nature of the item, brand name, manufaturer name, model number, type number and serial number.

- Item condition.

- Item quantity.

- The contractor shall provide complete copies of all Material Safety Data Sheets that apply to the Deliverable Materials.  The contractor shall attatch these Material Safety Data Sheets after the last page of the Deliverable Materials list.

669-4.01 METHOD OF MEASUREMENT.  The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder installations as shown on the plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT.  The contract unit bid price for all Automated Traffic Recorder installations shall be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

1.	Backfill materials required will be paid for under their respective pay items.

- Asphalt required will be paid for under Item 401(1A), Asphalt Concrete, Type II; Class A.

Excavation, as-built plans and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder Installations.

All Type IA and Type II J-Boxes, 27mm rigid conduit, and 53mm rigid conduit associated with the Automated Traffic Recorders are subsidiary to the 669 items.  Traffic Control required to install Automated Traffic Recorders is paid for under 643 items.

WITHHOLDING.  TO ENSURE FULL COMPLIANCE UNDER THIS SECTION, TWENTY PERCENT (20%) OF THE BILLINGS FOR SECTION 669(1) SHALL BE WITHHELD UNTIL ALL DELIVERABLES HAVE BEEN PROVIDED TO THE ENGINEER AS REQUIRED AND APPROVAL OF THE DELIVERABLES BY THE HIGHWAY DATA SECTION HAS BEEN RECEIVED IN WRITING.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 669(1) Automated Traffic Recorders H1,H2,H3 | Lump Sum |

#### SECTION 670

#### TRAFFIC MARKINGS

## Special Provisions

670-3.01 CONSTRUCTION REQUIREMENTS.  Delete item 4. Methyl Methacrylate Pavement Markings. in its entirety and substitute the following:

4.	Methyl Methacrylate Pavement Markings.

- General.

    - Provide installation instructions for the methyl methacrylate markings a minimum of 15 days prior to application.  Retain a copy of the instructions for use on the project.

    - Ensure the on-site presence of a manufacturer’s representative on the first day of striping and any additional days as required.

    - The manufacturer’s representative shall have no affiliation with you.

    - Install pavement markings using only striping installers certified by the marking materials manufacturer for the specific striping material and method of application.  Submit these certifications 15 days prior to beginning work.

    - Install pavement markings using equipment certified by the marking material manufacturer that is designed and capable of properly mixing at the point and time of application.  Submit these certifications 15 days prior to beginning work.

    - Use approved equipment for highway lane striping that is specifically designed and manufactured for that purpose by a company experienced in the design and manufacture of such equipment.  Minimum requirements include the capability of striping two 100mm yellow centerlines and one 100mm white edge line simultaneously.  Apply markings with clear-cut edges, true and smooth alignment, and uniform film thickness.

    - Waste material becomes your property.  This includes all grindings and all removed marking material.  Do not dispose of or store stripe removal waste material or asphalt grindings on State property.  Dispose of waste material according to applicable Federal, State, and local regulations.

    - Supply and use a Methyl Methacrylate application monitoring system (MMAMS) that calculates flow throughout the high pressure airless pumps.  The MMAMS shall measure the combined A and B Methyl Methacrylate components and show the total volume applied on a digital readout display.  The digital readout shall display two (2) decimal places and be located on the operator control panel.  The digital readout display shall be selectable to show output volume in gallons.

- Preparation.  Prepare the roadway areas to receive methyl methacrylate pavement markings according to the manufacturer's recommendations.  Clean and dry roadway surface.  Remove contaminants such as curing agents, surface oils, or existing road marking materials prior to applying pavement marking material.  Apply first pass markings seven days after the final lift of pavement has been installed.  Apply the final pass a minimum of thirty days after the initial pass or as directed by the Engineer.

- Application.  Match the new skip stripes to the existing marking pattern on at least one end of the project.  Monitor the bead application to ensure proper bead embedment and density.  In spray applications ensure sinker beads uniformly penetrate the full thickness of the marking.  Apply marking material by one or more of the following methods, appropriate to the pay item(s) in the bid schedule.  Apply markings at the thickness specified uniformly across their width and along their length.  At least two passes of equal thickness are required to obtain the thickness specified.  Place additional passes squarely on top of the first pass, within ±1.5mm laterally and ±75mm longitudinally.  The thickness specified is the minimum.

    - Longitudinal Markings.  Apply markings for lane lines, edge lines, and centerlines at a thickness of 1.5mm ±0.1mm.  Apply glass beads at the drop rate specified in Subsection 712-2.18 by double bead gun, one gun directly in front of the spray unit and another directly behind.

    - Transverse Markings.  Apply markings for crosswalks, stop bars, symbols, transverse markings between gore and channelization striping, and legend markings at a thickness of 3mm ±0.1mm.  Apply Sinker beads as specified in Subsection 712-2.18 at a minimum drop rate of 0.5 kg/m2.

    - Longitudinal Extruded Markings.  Apply with certified extrusion equipment.  Uniformly apply top coat of beads with a mechanical dispenser.

    - Longitudinal Inlaid Protected Markings.  Apply with certified extrusion equipment.  Grind the slot to the correct depth, and in proper alignment, using a diamond edged grinder capable of grinding the slot to the specified depth and width in a single pass.  After grinding, obtain approval before placing marking material.  Fill the slot edge-to-edge, making the line flat or slightly convex on top and to the specified width.  Uniformly apply top coat of beads with a mechanical dispenser.

    - Transverse Markings.  Apply markings as shown on the Plans.  Apply with certified spray or extrusion equipment.  Apply sinker beads as specified at a minimum drop rate of 0.5 kg/m2.

    - Legends Only/Arrows.  Apply with certified spray equipment.  Apply sinker beads as specified at a minimum drop rate of 0.5 kg/m2.

- Sampling.  Record the following readings, and the locations where they were taken, and submit them to the Engineer within 24 hours for evaluation.  Thickness of material and depth of slot are measured from the surface of the pavement.

- For inlay applications, record the depth of the slot every 100 meters during the grinding operation.

- For all other longitudinal applications, measure the thickness of the lines (above the pavement surface), at the time of application, every 100 meters.

- Inspect the line initially, and again two weeks after placement, to ensure the material has cured properly.  Remove all soft spots or abnormally darkened areas and replace with material meeting specifications.

670-3.06 TOLERANCES FOR LANE STRIPING.  Delete this Subsection in its entirety and replace with the following:

- Length of Stripe.  ±50mm

- Width of Stripe.  +6mm, -1.5mm

- Lane Width.  ±100mm from the width shown in the Plans.

- Stripes on Tangent.  Do not vary more than 25mm laterally within a distance of 30 meters when using the edge of the stripe as a reference.

- Stripes on Curves.  Uniform in alignment with no apparent deviations from the true curvature.

- All Stripes.  Keep the center of the stripe within 100mm from the planned alignment.

- Double Stripes.  ±6mm

- Thickness.  Minimum specified to a maximum of +0.4mm.

- Depth of Inlay Slot.  Minimum specified to a maximum of –1mm.

- Thickness of Protected Inlaid Marking Material.  Minimum specified to a maximum of +1mm.

If it is determined that the material is being placed too thin, or otherwise not to specification, make immediate adjustments to correct the problem.

Durable pavement markings applied by any method will be unacceptable if:

- The marking is not straight or wide enough.

- The thickness of the line is not uniform or is less than specified.

- The top of the line is not smooth and uniform.

- The material is uncured.

- The material blackens or is inconsistent in color.

- The inlay slot is not ground to the specified depth.

- The inlay slot is not filled to the specified depth.

- The edge of the markings are not clear-cut and free from overspray.

- The reflective elements are not properly embedded.

- The markings exhibit poor adhesion.

- The retro-reflectivity of the markings is less than specified.

Perform repairs using equipment similar to the equipment initially used to place the materials.  Do not perform repairs in a “patch-work” manner.  If more than one repair is required in a single 100 meter section, grind and repair the entire section.

670-4.01 METHOD OF MEASUREMENT.  Add the following:  Thickness will be measured from the top of the marking to the top of the wearing surface.  Marking material placed in a depression left by pavement line removal will not be included in measuring the thickness of the line.

Add the following after Item 4:

5.	Liter Basis:  The Methyl Methacrylate material used to form the pavement markings accepted by the Engineer will be measured in liters.

6.	Meter Basis:  Item 670(10D), Milling for Inlayed Markings will be measured by the meter of 100mm wide slot ground into the pavement at the depth specified in the Yield Thickness Table and accepted by the Engineer.

670-5.01 BASIS OF PAYMENT.  Add the following:  There will be no separate or additional payment for the following:

- Over-runs of material caused by the variation of the gradation of the asphalt.

- Additional material required to achieve the thickness specified on open-graded pavement.

Add the following:  Item 670(10D), Milling for Inlayed Markings shall be paid at the contract unit price for the quantity shown in the Bid Schedule.  Payment includes all costs associated with this item, including the removal of millings.

Payment will be made under:

| #### Pay Item | #### Pay Unit |
| --- | --- |
| 670(10B) Methyl Methacrylate Pavement Markings | Liter |
| 670(10C) Methyl Methacrylate Pavement Markings, Inlay | Liter |
| 670(10D) Milling for Inlayed Markings | Meter |

# Add the following Section

#### SECTION 680

## TELECOMMUNICATIONS RELOCATION

# Special Provisions

680-1.01 DESCRIPTION.  This work consists of constructing ACS and GCI manhole and conduit duct system in common or individual trenches, in accordance with these specifications and the Plans.

The manhole and conduit duct system includes the single- or multi-conduit duct banks and conduit sweeps using 50mm (2-inch) and 100mm (4-inch) PVC conduit, 30mm (1.25-inch) HDPE conduit, duct spacers, banding of duct bank, sand bedding, sand encasement, reinforced concrete encasement, concrete duct cap, installation of manhole/vaults, excavation, backfill, pedestal wood posts, anchors and all appurtenances, materials and devices required to install, support, secure and provide a complete system for support and protection of copper and fiber optic cable.  Some materials will be furnished to the Contractor by ACS and GCI as listed herein.  The Contractor shall provide all other materials to complete the work.

Upon completion and acceptance of the system, the Utilities or their contractors will pull the cable and install the remainder of the telecommunications system.

The Contractor shall also provide as-built drawings in accordance with the conditions prescribed herein.

680-1.02  CODES AND STANDARDS.  Conduit system materials and devices furnished shall be in accordance with applicable standard of ANSI, ASTM, NEMA, UL, AND ALL LOCAL CODES AND PERMITS.  Conduit systems components shall be installed in accordance with applicable requirements of the NESC.  In a case of conflict between the requirements of any of the above referenced codes and standards and requirements of these Specifications, the requirements of these Specifications shall govern.  All materials, devices, and practices shall be in accordance with the applicable requirements of the Federal “Occupational Safety and Health Standards.”

680-1.03  LICENSING REQUIREMENTS.  The Contractor doing the actual work for ACS and GCI shall be a licensed electrical contractor licensed by the State of Alaska and must have an employee on staff that possesses an Electrical Administrators License in the Outside Line work category.  The license must be assigned to the electrical contractor.  All employees of the Contractor installing rigid steel conduit or PVC conduit shall possess a certificate of fitness for electrical work as defined in 8 AAC 90.160, 8 AAC 90.165, and 8 AAC 90.170.

The Contractor is advised that only ACS pre-qualified contractors may install ACS telephone facilities. The Contractor shall be pre-qualified on the day of the bid opening. A list of pre-qualified contractors can be obtained from the ACS Purchasing Department @ 564-1414. These requirements do not extend to engineering or supervisory personnel of the Contractor.

680-2.01 MATERIALS.  The Contractor shall be required to supply specific materials for this project.  All material submittals shall be reviewed and approved by ACS and the Project Engineer.  ACS and the Project Engineer must authorize alternate submittals in writing.

The following items shall be supplied by the Contractor for ACS and shall conform to the project drawings and specifications for the ACS project:

Concrete and reinforcement					Section 501

Type A, Type V Manholes 					Section 604

Manhole cover 12” high X 49”E/W30”			Neenah R-1750-CB

4 “ 6” and 12” inch concrete lift rings 42” I.D.		SHT 14 Plan Set

Butyltight Vault Sealer Bestfitt Gaskett Co. 1.25X14.5	#C-46

Hook Cable Rack 4”						Joslyn #J-5131-A

Hook Cable Rack 71/2”					Joslyn #J-5132-A

Hook Cable Rack 10”						Joslyn #J-5133-A

Tube 81” long							Unistrut #P-16F

Tube 71” long							Unistrut #P-16F

Insert 9’6 							Unistrut #P-32114

Insert 60							Unistrut #P-3260

Insert 30							Unistrut #P-3220

Angle Connection Green					Unistrut #P-1498

Connector							Unistrut #P-2820

Spring nut ½”							Unistrut #P-1010EG

Spring nut 5/8”						Unistrut #P-1012SEG

Sand Bedding							Subsection 680-3.09

Carlon Schedule 40 4”PVC Conduit 20’			#49015-020

Carlon Schedule 40 4” X 48” 90 degree PVC Sweeps	#UA9HNB

Carlon Schedule 40 4” PVC 5 degree X12”			#E244NF

Carlon Schedule 40 4” PVC Coupling 15BX			#E94ON

Carlon Schedule 40 4” Expansion Coupling			#E945N

Carlon Schedule 40 4” Elbow 11.5DX36R			#UA3FNB

Carlon Schedule 40 4” Elbow 22.5DX36R			#UA5FNB

Carlon Schedule 40 4” Elbow 45DX48R			#UA7HNB

PVC Cement 							Uni-Weld # 1200

Carlon Plastic Duct Spacers 	Intermediate #S289NFN Base #S288NFN

Poly Banding

¼” 3 strand poly line

Greenlee pre-measured jet line 3/16”X3000’			#435

Carlon Temporary conduit end caps				#P258NT

Geotextile Fabric						AS&G

Copper Clad 5/8”X8’Ground Rods, #6 SDC ground wire, and clamps.

Trench Backfill						Subsection 703-2.07

D-1 ¾” minus crushed rock					Subsection 703-2.07

All miscellaneous tools, hardware, and non-furnished materials necessary to construct and install this system.

Temp Paving for Road Crossings

ACS will furnish the following materials at no cost to the Contractor:

- 24” Cross Plate Anchors with appropriate ¾” X 8’ rods.

- Pipe Clamps for standoffs.

- EMS (Electronic Marker System).

- Buried Warning Tape Orange Rolls.

Within seven (7) days of receipt of Notice-to-Proceed, the Contractor shall determine the material take-off requirements and shall prepare a complete itemized list of materials for submittal to ACS.  A list of needed materials will be delivered to ACS, through the ACS Construction Clerk, at least seven (7) days in advance of delivery time.  Material shall be picked up for the complete project and not on an as needed or on a daily basis. The Contractor shall sign for materials at the time of receipt.  The ACS warehouse foreman will be available for materials issuance between the hours of 8:00 AM to 12:00 noon and 1:00 PM to 4:30 PM daily except Saturdays, Sundays, and ACS holidays.  When necessary to open the warehouse for the Contractor’s convenience and to procure special issuing of material other than during these normal working periods, the Contractor will be billed for the loaded labor rate time involved plus 25 percent handling overhead.  Storage and safekeeping of all materials after pickup from ACS shall be the Contractor’s responsibility.  All unused materials shall be returned to the warehouse upon completion of the project.

GCI will furnish the following materials at no cost to the Contractor:

- BD3, BD5, and BD7 Pedestals.

- 50mm (2-inch) PVC conduit, sweeps, couplings and solvent cement.

- 100mm (4-inch) PVC conduit, sweeps, plugs, couplings and solvent cement.

- 30mm (1.25-inch) HDPE conduit and couplings.

- BM53 Steel Warning Signs.

- UH-3(T) and UH-4(T) Handhole Vaults.

See the GCI sheets in the Plans for material quantities.  The Contractor shall sign for materials at the time of receipt.  The Contractor may obtain GCI furnished material at the GCI warehouse, 5151 Fairbanks Street, Anchorage, Alaska, between the hours of 1:00 PM to 4:00 PM Monday through Friday.

The following items shall be supplied by the Contractor for GCI and shall conform to the project drawings and specifications for the GCI project:

Concrete and reinforcement					Section 501

Precast manhole/vaults					Section 604

Trench Backfill						Subsection 703-2.07

Sand Bedding							Subsection 680-3.09

Greenlee pre-measured jet line 3/16”X3000’			#435

¼” 3 strand poly line

All miscellaneous tools, hardware, and non-furnished materials necessary to construct and install this system.

Temp Paving for Road Crossings

680-2.02  VERIFICATION OF DIMENSIONS.  The exactness of dimensions given on the plans is not guaranteed, and therefore the Contractor shall field verify the accuracy of all dimensions.  In all cases of interrelation with other work, the Contractor shall verify in the field all the dimensions relating to the contiguous work.  Any errors due to the Contractor’s failure to verify shall be rectified promptly at the Contractor’s expense.

680-3.01  GENERAL CONSTRUCTION REQUIREMENTS.  Close coordination between ACS plan sheets and GCI plan sheets is necessary to construct this joint system.  Comply with construction notes on ACS plan sheets and GCI plan sheets.

The ACS and GCI Inspectors reserve the right to suspend the conduit system installation, through the Engineer, at any time the Contractor fails to meet the requirements set forth herein, until such time as the Contractor makes the necessary corrections.  Suspension of work will not entitle the Contractor to an extension of time for the completion of the project and will not entitle him extra payment for costs incurred.

The Contractor shall coordinate construction operations with the ACS and GCI Inspectors and the on-site crew foremen.  ACS and GCI crews shall be allowed access to the job site for cable installation and splicing operations with an advanced 24-hour notice to the Contractor.

The Contractor shall be responsible for locating, shoring, and protecting of all property, (real and personal) in the vicinity of the project.  While ACS and GCI have endeavored to reflect the location of all sewer, water, storm drains, electric, telephone, gas lines, key boxes, valves, and poles in the plans, it shall be the Contractor’s responsibility to establish the location of each facility by calling for field locates in accordance with Subsection 105-1.06, Cooperation with Utilities.

Once the work commences, the Contractor, the Engineer, and the ACS and GCI Inspectors shall meet once each week to review and validate the work completed to date and review the Contractor’s schedule for the following week’s work.  The Contractor shall submit in writing his anticipated hourly work shift schedule by the Wednesday noon prior to the workweek.

All telecommunication manholes and pedestals shall be constructed within an allowable tolerance of 0.03 meters of the plan location and elevation in any phase of the construction.  Final grade of telecommunication pedestals shall be field verified by the owning utility and the project engineer prior to backfill.  The Contractor will backfill all pedestal and trench excavations within 48 hours.  At no time shall the Contractor leave exposed more than 30 meters of trench at end of shift without written authorization of the utilities and the project engineer.

The Contractor is advised that project operations are within a restricted access corridor and all staged materials, equipment, and vehicles shall stay off the traveled surface.  Use of all wide shoulders and turnouts shall be at the permission of the Engineer.  Use of private property for this purpose shall be granted in writing by the property owner and approved by the Engineer prior to its use.

680-3.02  TRENCH AND PAD EXCAVATION AND BACKFILL.  Excavation work shall be accomplished in accordance with these Special Provisions and Section 204, Structure Excavation for Conduits and Minor Structures.

Trench excavation and backfill work will be subsidiary to other items of work.

All existing underground utilities shall be identified, located, and proper care taken not to damage them.  To this end the Contractor shall hand dig and air knife within four feet of any telephone utility surface locate. Extreme care is required around all existing fiber-optic and copper communication cables as such existing facilities are major communication routes for local and nation wide communications. The Contractor’s liability exposure to contractor caused damage to said existing facilities is high. Exposure of all existing facilities shall be considered incidental and such costs shall be incorporated into the units provided, no other payment shall be considered or authorized. It shall be the Contractor’s responsibility to establish the location of each facility by calling for a field locate in accordance with Subsection 105-1.06, Cooperation with Utilities.

Trench depth shall be as shown on the plans, and as staked in the field.  Trenches shall be of the necessary width that will allow compaction equipment to be utilized, and for proper laying of conduit, concrete forms and installation of pads.  The trench unit shall include all labor and equipment necessary to construct the facility in accordance with the plans and specifications.  Extra compensation shall not be granted for hand digging and/or utilization of an “air knife”.  The banks of the excavation shall be sloped so as to conform to the prevailing safety requirements.

All trench transition areas shall be gradual in terms of depth.  Offset conduit bends shall not be permitted.  At all transition locations, the “shallow” trench transition to meet the “deep” trench at a slope not to exceed 10:1.  Work associated with the trench transitions shall be incidental to the construction of the trench unit and not be considered a separate pay item.

Construction shall be arranged so the trenches will be left open for the shortest practical time to avoid creating a hazard, and to minimize the likelihood of trench collapse due to other construction activity, rain, and accumulation of water in the trench, etc.  All temporary bridging utilized by the Contractor shall be approved by the Engineer prior to installation.  This does not relieve the Contractor of responsibility for providing bridging of sufficient size and strength.  Any bridging open to public traffic will provide a smooth driving joint.

The Contractor shall not begin excavation of the trench until all personnel, materials, and equipment are present to complete the work in the most expedient manner.  The Contractor shall backfill all vault and trench excavations within 48-hours.  There shall be no more than 30 meters of open trench at the end of the work day, unless approved by the Engineer.

The routing of the ducts shall be as shown on the plans unless the conditions encountered are such that changes are necessary to accomplish the work.  In the event that rock or other obstructions are encountered during the trenching operation so the ducts and pads cannot be installed, the Contractor shall inform the Engineer of the nature and extent of the difficulty encountered for his review and verifications.  The Engineer, with the approval of ACS and GCI, will determine whether the duct is to be rerouted, trenched through the obstructed area or advise on another suitable change. Such changes shall be forward priced under a written change order in accordance with contract documents.

All excavation shall be inspected and approved by the Engineer before the duct installation is started.

The bottom of the trench must be transversely level to provide a uniform support for ducts.  All rocks or other materials, which could damage the duct, shall be removed from the trench bottom before placing the duct.  Care shall be exercised to minimize the likelihood of water flow since this may cause trench damage and reduction in trench depth.  When this occurs, the trench must be cleared to the required depth before installing the ducts. Dewatering is the responsibility of the Contractor, the cost for dewatering shall be incorporated within the units provided no other payment shall be considered or authorized.

Native materials may be utilized for the trench backfill if it meets the minimum requirements of Selected Material, Type C, as specified in subsection 703-2.07, Selected Material, shall also pass a 75mm.  Native backfill material shall be placed in layers and compacted as directed by the Engineer.

Disposal of waste excavation shall meet the requirements of the subsection 680-3.06, Disposal of Waste Excavation.

Sand bedding shall meet the requirements of subsection 680-3.09, Sand Bedding.

It shall be the Contractor’s responsibility to schedule the start of the telephone duct bank construction from the Rabbit Creek Central Office Mile 1.5 DeArmoun Road and work continuously away from the Rabbit Creek Central Office to allow ACS to commence splicing operations with the Contractor’s construction.  All work across the roadway shall be accomplished in accordance with Section 643, Traffic Maintenance.  All duct and manhole installations shall be to the allowable tolerance as specified by the plans.  Any deviation to the designed elevations shall be approved in writing by both the ACS Inspector and the Project Engineer.  Any deviation of the design elevation without authorization shall be at the Contractors expense.

680-3.03  GENERAL CONDUIT INSTALLATION REQUIREMENTS.  Conduit shall be laid in the trench as shown in the plans.  All rocks or other materials, which could damage the conduit, shall be removed from the trench bottom before placing the conduit.  Where a minimum cover of 1200mm when in the DOT ROW embankment cannot be maintained, the Contractor shall, obtain written approval from the Engineer and the ACS and GCI Inspectors to vary the depth requirement.  Where design depth cannot be obtained the Contractor shall supply concrete encasement for protection of the installed ACS and GCI facilities.

In cases where the conduit passes above or below an underground utility line, culvert or other buried inverts the Contractor shall maintain a minimum clearance of 600mm from the conflicting obstruction.  Contractor may be required to over-excavate trench in order to provide adequate cover for the conduit installation.  Contractor shall ensure smooth transitions of trench over abrupt terrain and will be required to over-excavate to provide a smooth uniform installation of the conduit.  Such over-excavation is to be incorporated within the provided units; no other compensation shall be considered or authorized.  Contractor is advised to contact the ACS and GCI Inspectors and the Engineer to determine if an over excavation is required.

The Contractor shall be required to transition ACS and GCI conduits to terminate in pedestals, cabinets, and manhole/vaults.  Such transitions may require sweeps and elbows to maintain adequate clearance from other utility facilities.  The cost for placement of sweeps and elbows are to be incorporated in the running foot of the bid unit, by configuration of the number of conduit placed.  The Contractor shall not be allowed to install ACS or GCI conduits under other utility surface equipment.  Any transition of ACS and GCI conduits to provide proper clearance shall be incorporated within the trench units; no other compensation shall be considered or authorized.

Defective conduit shall not be installed and shall be removed immediately from the site of the work.  Particular care shall be taken to keep concrete or other substances from the inside of the conduits during construction.  The Contractor for all conduit-entering manholes or for buried conduit ends shall utilize temporary conduit end caps. The Contractor is solely responsible to ensure all duct bank conduits are correctly labeled as defined in the drawings. Conduit labeling shall be done at each conduit joint and at every manhole/vault termination. All deviations for conduit terminations as defined in the drawings shall be repaired at the Contractor’s expense. All obstructions encountered while mandreling conduit shall be located, cleared and/or repaired by the Contractor at the Contractor’s expense. All reinforcing materials and other magnetic materials shall be parallel to the lengths of the conduits, except for anchoring material.  The Contractor is responsible for anchoring the installed system to ensure that flotation does not occur.  The Contractor shall submit an anchoring design to the Engineer for approval prior to its use. The Contractor shall design and provide all anchor stakes to prevent the conduit from floating.  The Contractor shall be responsible for the effectiveness and shall bear all costs incurred if "flotation" or misalignment occurs. The use of ¼ or ½ yard sandbags may be utilized by the Contractor only if the duct bank is supported by sand encasement prior to their use.

Prior to ACS and GCI installing cables in the conduits, the Contractor shall clean and test the conduits.  Conduit, which will not be immediately used, shall be plugged with an airtight seal at each end and marked with an EMS marker by the Contractor.  All foreign materials, earth, sand, and gravel shall be removed from the conduit.  As a clearance test, all ducting shall be mandrel with a flexible mandrel being ¼” less in diameter than the interior diameter of the conduit or not less than 6.25mm.  Prior to clearance testing the Contractor shall install a Green Lee pre-measured jet line in one (1) ACS conduit from access point to access point.  A 100mm (4-inch) wire brush shall back up all mandreling of 100mm (4-inch) PVC.  The Contractor shall leave in place a contractor provided 6.25mm (¼”) three strand poly pull line.  This work shall take place in the presence of the Inspector for the owning utility.  The pre-measured jet line for ACS conduits shall be measured and recorded by the utility Inspector and verified by the Contractor’s signature in the presence of the Engineer.  The above requirements shall take place prior to the installation’s acceptance by ACS or GCI.  The Contractor shall identify and expose any area that cannot pass a mandrel and repair any Contractor caused defect at the Contractor’s cost.  The Contractor and the ACS and GCI Inspectors shall measure and record the pedestal to pedestal or vault to vault distance of the installed duct and record that measurement on the drawings provided by the Engineer.  Proofing of duct shall immediately follow conduit installation from access point to access point.  Proofing of ducting shall be considered incidental.

The Contractor shall maintain a complete and accurate record of conduit offsets and conduit distances.  The Contractor shall supply the Engineer with a complete log of conduit distances within five (5) days after installation all conduits.

680-3.04  INSTALLING SCHEDULE 40 – 50mm (2-INCH) AND 100mm (4- INCH) PVC CONDUIT, AND 30mm (1.25- INCH) HDPE CONDUIT.  All conduits shall be installed to conform to the line and grade shown on the plans or as directed by the Engineer.

The inside of all PVC conduit fittings and the ends of all PVC ducting shall be painted with PVC solvent cement as prescribed by the manufacturer to make a waterproof connection. PVC pipe shall be driven together by rubber mallet until the full bell end has received the joining conduit.  All conduit joints shall be marked with the appropriate Alfa designator for the duct design.  The Contractor is solely responsible to ensure the appropriate conduit enters the manholes at the design location.

All HDPE joints shall be made in conformance with manufacturer’s instructions.

The Contractor shall install PVC and HDPE conduit in open trench as to manufacturer’s recommendations and as depicted in the plans, with no more than 5-degree deflection per 3.05 meters of run.  Carlon plastic spacers shall be utilized in joint trench and all duct bank configurations to maintain separation of utility facilities and maintain the integrity of the duct configurations.  Spacers shall be placed at 1.22 meter (4 foot) intervals and plastic bases shall be adjusted in loose trench bottom to minimize sag in the conduit installation.  Fiber bands shall be secured around the duct bank to at every third (3rd) plastic spacer and conduit joints shall be spaced so that no joint falls within less than two feet of an adjacent joint.  Trench bottom shall be smooth and leveled prior to conduit installation.

The Contractor may be required to field bend the PVC conduit as set forth on the plans; however, the Contractor shall make available standard 5, 11.5, 22.5, 45, and 90 degree PVC conduit sweeps at the locations indicated on the plans, and at the direction of the ACS Inspector.  Field bending by the Contractor will only be authorized by the ACS Inspector. The ACS Inspector prior to installation will inspect all PVC conduit that is formed and bent by the Contractor.  Any bent conduit that is deformed will be unacceptable, and will be removed and replaced at the Contractor's expense.  The cost of field bending conduit shall be considered incidental to this contract.

The Contractor shall provide bedding sand to encase the conduit with a minimum of 150mm (6 inches) of bedding and 150mm (6 inches) of cover above and along side of the conduits.  The Contractor shall supply water-compacted sand as per the bid unit.  The sand shall be 6.25mm (1/4 inch) minus material with a maximum 6 percent passing the No. 600 sieve.  The bottom of the trench will be free of any large stones or rock.  Sand will be water flushed around the conduit to ensure the filling of any voids.  All sand placed for encasement shall be water-tamped and floated to assure good compaction.

The ACS 24 way duct bank at the DeArmoun Road crossing at the Rabbit Creek Central Office shall be encased in reinforced concrete. The Contractor shall utilize Simons forms to maintain the pour.  Mix design and reinforcing bar size and pattern shall conform to the engineered design.  The Contractor shall be required to test the concrete at the truck for air entrainment and slump to assure quality.  Vibration of the poured concrete will be required to ensure voids are filled.

The Contractor shall install buried marking tape as indicated in the plans.  Marking tape shall be installed 450mm (18 inches) above the buried facility.  The Contractor shall install tape in the center of trench face up, and hold tape in place with earth as needed to prevent displacement during backfill.  Installation of marking tape shall be included in the cost of trenching.

All conduit installations shall be cleaned of dirt and debris. All terminating conduit ends shall be secured with temporary end caps, and those terminations below grade shall be installed with an EMS.  Terminations in a telephone vault shall be either duct sealed, mortared, or urethane foamed at the direction of the ACS Administrator.  Some PVC conduit runs may require the installation of owner-furnished expansion couplings as directed by the Engineer and the ACS Inspector.

All conduit encasement shall be as detailed on the plans.

Where HDPE inner-duct is called out on the plans, the HDPE inner-duct shall be installed after the PVC outer conduit is installed.

680-3.05  Pedestal Placement.  The Contractor shall place an above ground GCI pedestal to conform to industry standards as depicted on the plans.  Pedestal installation and placement shall include all pedestal parts, extensions (U-Guards), stakes and/or post, gravel, ground rod, and copper wire.  ACS will require the Contractor to place leveled 150mm X 150mm (6-inch by 6-inch) treated wood posts at all of the ACS pedestal locations including ground wire and ground rods.  ACS posts are 3.05 meter (10 foot) posts buried with 1.4 to 1.5 meters (4-1/2 to 5 feet) exposed on the surface.  All conduit terminations at pedestals shall be at a height determined by the ACS inspector with a rolled collar installed and a conduit end cap in place.  ACS will place all other pedestal materials.

680-3.06  ACS PREFABRICATED MANHOLES.  The Contractor shall be responsible for providing all manholes, transport of materials to the work site, excavation to design grade of pad, geotextile fabric, placement of select material, ground rods and copper ground wire, manhole installation, manhole racking, ring and cover to finish elevation.  ACS traditionally has purchased prefabricated vaults from PreCast Concrete in Anchorage, as these utility vaults are specified to ACS’s design.  ACS has typically poured in place all Type V manholes, however, PreCast Concrete has developed a plan for prefabrication in a section design much like the Type A manhole.  Weights for Type V design are available from PreCast Concrete.  The ACS Inspector and the Project Engineer must approve alternate submittals for manholes in writing.

The Contractor shall install telephone vaults as to the line and grade as indicated in the specific plans and field verified by the ACS Inspector.  All vaults shall be constructed within an allowable tolerance of 0.030 meter (0.1 foot) of the plan location and elevation in any phase of the construction.  The Contractor shall backfill all vault installations within 48 hours.  Sub-base preparation shall consist of geotextile fabric installed with NSF material being Type II, or D-1, and placed to a depth of 0.305 meter (1.0 foot) below design grade, and compacted to 95% of its maximum density.  Density testing will be provided by DOT upon a 12 hour advanced notice from the Contractor.  If the gravel foundation proves to be inadequate to support the vault, the Contractor shall remove the vault and re-compact to meet the requirements stated above.  Subgrade shall be leveled on all sides and smoothed in preparation for the vault base.  In the event of standing water the ACS Inspector may require 150mm (6-inch) minus washed rock for the vault foundation.  All trench sections within 2.44 meter (8 feet) of vault conduit entries shall be compacted to the requirements stated above.  Prefabricated vaults are installed in sections, and require Butytight vault joint sealer between sections.

Vault Types and Weights:

Type A

Base = 2065 kg (4,554 lb)

Wall = 3700 kg (8,151 lb)

Roof = 3035 kg (6,689 lb)

Knock outs are provided for conduit entries and terminations in a telephone vault and shall be either duct sealed, mortared, or urethane foamed at the direction of the ACS Inspector.  The Contractor shall ensure that all terminations into a vault are sealed to prevent water intrusion.  In setting a vault, the Contractor assumes all responsibility for the costs of transportation, installation, sealing, repair, and maintenance of the subject vault until accepted by ACS.

The Contractor will place two (2) 2.44 meter (8-foot) ground rods, one on each end of each vault excavation.  Ground rods shall be driven from the base level down, and connected to the vault ground wire leaving a 1.83 meter (6-foot) loop of that same wire inside the vault as shown in the plans.  An additional MGN ground wire, bonded to the multi-neutral ground to power is required if available.  The Contractor shall verify all conduit entries while proofing conduit and label all conduit entries per design within the manhole.  The Contractor shall install all manhole racking and cable hooks at the direction of the ACS Inspector.  The vault frame and cover shall be set to the designed finished grade of the proposed paving or existing ground level as designated by the Engineer.  The Contractor shall remove all interior debris after the manhole installation has been completed.

680-3.07  ACS REINFORCED CONCRETE DUCT.  The Contractor shall be responsible for providing all labor, materials and equipment for the installation of the cast-in-place reinforced concrete duct for the 24-100mm (4-Inch) PVC ACS Telecommunications Duct.

The reinforced concrete duct shall meet the following minimum criteria:

Maximum unsupported length:  9.14 meters (30 feet)

Depth of fill over lid:  Minimum 0.762 meters (2.5 feet)

Dimensions:  0.572 meters (22.5 inches) wide by 0.959 meters (37.75 inches) tall

Concrete Flexural Strength:  4,000 psi

Wall, Lid, and Base Thickness:  100mm (4 inches)

Reinforcement:  #3 bars at 380mm (15 inches) on center each direction in all faces, centered in the 100mm (4 inch) thickness.  All bars must have standard hooks at the corners or be bent continuous though that corner.  All longitudinal steel must be lapped 380mm (15 inches) (40 bar diameters).  Another reinforcement option is to use 150mmx150mm (6x6) W4xW4 welded wire fabric with all laps 300mm (12 inches) or more.

It is important to note that this was not designed for heavy equipment loads during construction.  All soil compaction near and above the reinforced concrete duct bank should be done with nothing larger than a walk-behind compactor.

680-3.08  DISPOSAL OF WASTE EXCAVATION.  Waste excavation may be disposed of within the project limits at locations approved by the DOT Engineer if a disposal site is available.  Waste disposal shall be to a Contractor-provided, DOT-approved disposal site.  Waste disposal areas shall be feathered into surrounding grounds with no noticeable break or variation readily discernible and existing drainage patterns shall be maintained.  Trench spoil removed from the site is to be incorporated into the bid units; no other compensation shall be considered or authorized.

680-3.09  ANCHOR, 600mm (24-INCH) CROSS PLATE.  Consist of the labor and material to place a 600mm (24-inch) cross plate anchor assembly, which includes all the cost to install the anchor and rod(s).  The holding power of this Anchor is 44,480N.

680-3.10  SAND BEDDING.  Where existing material is unsuitable for the conduit bedding, as determined by the ACS and GCI Inspectors, the Contractor shall provide bedding sand meeting the following:

Sieve Size	Percent Passing by Weight

6.25mm or ¼ -inch		100 %

0.075mm or No. 200	0-6%

680-3.11  SURVEYING AND STAKING.  The Contractor shall supply survey services for ROW, trench centerline and all offsets for manhole and pedestal placement.  Survey services shall also provide cross sections for all road crossings and computation of all buried or proposed buried inverts within the alignment of the duct bank to ensure proper clearance for the new facilities.  Contractor is responsible for conduit alignment and any changes to the alignment shall, as per the plans, be subject to the approval of the Engineer and the ACS and GCI Inspectors.  All pedestals, manhole/vaults and telecommunications conduit shall be located and staked at the alignment and elevations indicated on the plans.  It shall be the Contractor’s responsibility to schedule a physical check of all line and grades prior to placing any of the pedestals and conduit.

All ducts shall be constructed to within an allowable vertical tolerance of 3mm and a horizontal tolerance of 6mm from the indicated plan locations.

680-3.12  AS-BUILT DRAWINGS.  A complete and accurately dimensioned record of all deviations, deletions, additions, and alterations from and to the contract plans and specifications shall be maintained by the Contractor to indicate the work as actually installed.  A read only CD disk with ACS’s Auto Cad R14 design-drawing files will be provided by ACS to the Contractor.  Two (2) of each final redlined as-built drawings shall be delivered to the ACS Inspector and the Engineer prior to final acceptance of the system.

The Contractor shall maintain an accurate record of the underground location of all the telephone conduits installed on the prints provided by ACS.  The prints shall include all references to the road centerline, existing landmarks, and exact locations of all pedestals and manhole/vaults.  As-builts shall not the bottom and top elevations of the duct bank at all road crossings and at 50 feet intervals along DeArmoun Road. As-builts shall note all obstructions i.e. existing utilities, culverts and line grade and elevation changes.  Reference to ACS orientation in joint trench shall also be noted.  When the ACS conduit system is completed, the Contractor shall certify the accuracy of the construction survey notes and each revision on the plans by written signature endorsement, by a land surveyor registered in the State of Alaska.  The Contractor shall deliver them to the Engineer prior to final acceptance of the system by ACS.  In addition the Contractor shall provide one (1) CD to ACS with each utility’s as-built Auto Cad R14 files in the layering pattern provided by ACS on the read only CD and deliver them to the Engineer.

As-built drawings of GCI facilities shall be submitted to GCI as indicated on GCI plan sheet notes.

680-3.13  ACS AND GCI INSPECTION.  ACS and GCI may at any time have access to the project site for the purpose of inspection.  The Contractor agrees to notify ACS and GCI at least forty-eight (48) hours prior to the start of this project.  The manner of under-grounding of the PVC and HDPE conduit, materials, and equipment used therein, shall be subject to the inspection of ACS and GCI.  Prior to backfilling any of the joint trenches for the ACS and GCI conduits, the ACS and GCI Inspectors will measure their respective conduits.  ACS and GCI will conduct a final inspection within ten (10) days of the Contractor’s informing the ACS and GCI Inspector, in writing, that the ACS and GCI systems are complete.  Incomplete items (punch list) as noted in final inspection report, shall be completed by the Contractor within ten (10) days of the final inspection.

680-4.01  METHOD OF MEASUREMENT.  All surveying and staking required for the staking of the 680 Items for this project will be measured and paid for under Item 642(2), Construction Surveying.

All temporary AC pavement required for the 680 Items for this project will be measured and paid for under Item 401(3) Temporary Pavement.

Item 680(2), Telecommunication As-Builts will not be measured for payment but will be compensated as a Lump Sum item.

Item 680(4-1A), 1-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-1B), Install 1-50mm PVC Telecommunications Duct.  The 50mm PVC conduit duct, for GCI, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-1C), Install 1-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for GCI, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-1D), Install 1-100mm and 1-50mm PVC Telecommunications Duct.  The 100mm and 50mm PVC conduit duct, for GCI, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-2), 2-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-3A), 3-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-3B), Install 3-30mm HDPE Telecommunications Duct.  The 30mm HDPE conduit duct, for GCI, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-3C), Install 3-100mm PVC Conduit with 8-30mm HDPE Innerduct Telecommunications Duct.  The 100mm PVC Conduit with 30mm HDPE Innerduct duct, for GCI, encased in reinforced concrete with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-4), 4-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-6), 6-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-9), 9-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-12), 12-100mm PVC Telecommunications Duct.  The 100mm conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-13), 13-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-15), 15-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-16), 16-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-18), 18-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, placed in sand bedding with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(4-24), 24-100mm PVC Telecommunications Duct.  The 100mm PVC conduit duct, for ACS, encased in reinforced concrete with waste disposal will be measured by the meter.  Measurements between vaults will be wall to wall measurements.

Item 680(5A), Type V Manhole.  This item will be measured by the unit completed as per the plan detail and accepted in final position

Item 680(5B), Class A Manhole.  This item will be measured by the unit completed as per the plan detail and accepted in final position

Item 680(6), Install Telecommunications Handhole.  This item will be measured by the unit completed as per the plan detail and accepted in final position.

Item 680(7), Duct Cap.  The 100mm (4-Inch) X 1.2 meters (4-Foot) 4 sack concrete cap over PVC ACS Telecommunications Duct as required by the ACS Inspector.  The concrete cap will be measured by the meter.

Item 680(8), Install Anchor Cross Plate.  The 600mm (24-inch) cross plate anchor assembly with ¾-inch X 8-foot rod will be measured by the unit completed as per the plan detail and accepted in final position.

Item 680(9), Install Pedestal.  This item will be measured by the unit completed as per the plan detail and accepted in final position.

Item 680(10), Wood Post.  The pedestal 150mm X 150mm (6-inch by 6-inch) wood post and ground with PVC conduit sweep will be measured by the unit completed as per the plan detail and accepted in final position.

Item 680(12), Select Material.  The Contractor shall remove existing waste material and replace with D-1, 20mm (3/4-inch) minus, crushed rock compacted to 95% minimum material density at the direction of the ACS Inspector for road and driveway crossings. This item will be measured by the megagram completed as per the plan detail and accepted in final position.

Item 680(13), Splice Pit.  The Contractor shall excavate, at the direction of the ACS Inspector, a splice pit being 2.4 meter X 2.4 meter X 1.8 meter (8’X8’X6’) deep for ACS crews.  This item will be measured by the unit completed as per the plan detail and accepted in final position.

680-5.01  BASIS OF PAYMENT.  All surveying and staking required for the 680 Items for this project will be measured and paid for under Item 642(2), Construction Surveying.

All temporary AC pavement required for the 680 Items for this project will be measured and paid for under Item 401(3) Temporary Pavement.

Payment for Item 680(2), Telecommunication As-Builts.  As-builts will be full compensation for providing three (3) sets of red-lined drawings as set forth in subsection 680-3.11.  The Contractor shall be required to have a land surveyor registered in the State of Alaska stamp the as-built drawings.

Payment for Item 680(4-1A), 1-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-1B), Install 1-50mm PVC Telecommunications Duct.  The GCI PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-1C), Install 1-100mm PVC Telecommunications Duct.  The GCI PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-1D), Install 1-100mm and 1-50mm PVC Telecommunications Duct.  The GCI PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-2), 2-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-3A), 3-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-3B), Install 3-30mm HDPE Telecommunications Duct.  The GCI HDPE conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the HDPE, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-3C), Install 3-100mm PVC Conduit with 8-30mm HDPE Innerduct Telecommunications Duct.  The GCI PVC conduit and HDPE innerduct to be placed into a separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC and HDPE, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, reinforced concrete encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-4), 4-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-6), 6-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-9), 9-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-12), 12-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-13), 13-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-15), 15-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-16), 16-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-18), 18-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct to be placed into a common trench or separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, sand encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(4-24), 24-100mm PVC Telecommunications Duct.  The ACS PVC conduit duct encased in reinforced concrete to be placed into a separate trench as indicated on the plans, at the quantity indicated on the plans.  This item includes excavation, installation of the PVC, conduit spacers, poly banding, warning tape, sweeps, couplings, solvent, reinforced concrete encasement, conduit labeling, backfill, waste removal and disposal, and conduit mandrelling and installation of poly pull line are all considered subsidiary to this item.

Payment for Item 680(5A), Type V Manhole.  The Contractor furnished ACS vault to be installed as detailed on the plans.  No separate payment will be made for the grading, excavation, waste removal and disposal, D-1 foundation, backfill, ground rods, and ground wire, manhole racking and racking material, conduit labeling, butylight installation, EMS marker, conduit sweeps, and transitions into vaults and other items necessary to install a complete unit.  These items will be subsidiary to Item 680(5-1).

Payment for Item 680(5B), Class A Manhole.  The Contractor furnished ACS vault to be installed as detailed on the plans.  No separate payment will be made for the grading, excavation, waste removal and disposal, D-1 foundation, backfill, ground rods, and ground wire, manhole racking and racking material, conduit labeling, butylight installation, EMS marker, conduit sweeps, and transitions into vaults and other items necessary to install a complete unit.  These items will be subsidiary to Item 680(5-2).

Payment for Item 680(6), Install Telecommunications Handhole.  The GCI furnished handholes to be installed as detailed on the plans.  No separate payment will be made for the grading, excavation, waste removal and disposal, bedding, backfill, ground rods, and ground wire, EMS marker, conduit sweeps, and transitions into handholes or vaults and other items necessary to install a complete unit.  These items will be subsidiary to Item 680(6).

Payment for Item 680(7), Duct Cap.  The 100mm (4-Inch) X 1.2 meters (4-Foot) 4 sack concrete cap to be installed over single- or multi-conduit PVC ACS Telecommunications Duct as required by the ACS Inspector.  This item includes the concrete cap placed 100mm (4-inch) thick and 1.2 meters (4-foot) wide, warning tape and backfill are all considered subsidiary to this item.

Payment for Item 680(8), Install Anchor Cross Plate.  The ACS furnished anchor shall be placed at a location as directed by the ACS Inspector at a 1/1 ratio from the pole contact height.  No separate payment will be made for the grading, excavation, bedding, backfill, compaction, and other items necessary to install a complete unit.  These items will be subsidiary to Item 680(8).

Payment for Item 680(9), Install Pedestal.  The GCI furnished pedestals to be installed as detailed on the plans.  No separate payment will be made for the grading, excavation, waste removal and disposal, bedding, backfill, ground rods, and ground wire, EMS marker, conduit sweeps, and transitions into handholes or vaults and other items necessary to install a complete unit.  These items will be subsidiary to Item 680(9).

Payment for Item 680(10), Wood Post.  The ACS pedestal locations require the Contractor to place a level, treated 150mm X 150mm (6-inch by 6-inch) wood post 1.4 to 1.5 meters (4-1/2 to 5 feet) exposed on the surface at the locations detailed on the plans.  No separate payment will be made for the grading, excavation, bedding, backfill, ground rods, and ground wire, EMS marker, conduit sweeps, and other items necessary to install a complete unit.  These items will be subsidiary to Item 680(10).

Payment for Item 680(12), Select Material.  The Contractor shall remove existing waste material and replace with D-1, 20mm (3/4-inch) minus, crushed rock compacted to 95% minimum material density at the direction of the ACS Inspector for road and driveway crossings. No separate payment will be made for the transport, grading, excavation, waste removal and disposal, placement, backfill, compaction and other items necessary to install a complete unit.  These items will be subsidiary to Item 680(12).

Payment for Item 680(13), Splice Pit.  The Contractor shall excavate, at the direction of the ACS Inspector, a splice pit being 2.4 meter X 2.4 meter X 1.8 meter (8’X8’X6’) deep for ACS crews.  No separate payment will be made for the grading, excavation, bedding, and shoring, and other items necessary to install a complete unit.  These items will be subsidiary to Item 680(11).

Payment will be made under:

| ### Pay Item | ## Pay Unit |
| --- | --- |
| 680(2) Telecommunication As-Builts | Lump Sum |
| 680(4-1A), 1-100mm PVC Telecommunications Duct | Meter |
| 680(4-1B), Install 1-50mm PVC Telecommunications Duct | Meter |
| 680(4-1C), Install 1-100mm PVC Telecommunications Duct | Meter |
| 680(4-1D), Install 1-100mm and 1-50mm PVC Telecommunications Duct | Meter |
| 680(4-2), 2-100mm PVC Telecommunications Duct | Meter |
| 680(4-3A), 3-100mm PVC Telecommunications Duct | Meter |
| 680(4-3B), Install 3-30mm HDPE Telecommunications Duct | Meter |
| 680(4-3C), Install 3-100mm PVC Conduit with 8-30mm HDPE Innerduct Telecommunications Duct | Meter |
| 680(4-4), 4-100mm PVC Telecommunications Duct | Meter |
| 680(4-6), 6-100mm PVC Telecommunications Duct | Meter |
| 680(4-9), 9-100mm PVC Telecommunications Duct | Meter |
| 680(4-12), 12-100mm PVC Telecommunications Duct | Meter |
| 680(4-13), 13-100mm PVC Telecommunications Duct | Meter |
| 680(4-15), 15-100mm PVC Telecommunications Duct | Meter |
| 680(4-16), 16-100mm PVC Telecommunications Duct | Meter |
| 680(4-18), 18-100mm PVC Telecommunications Duct | Meter |
| 680(4-24), 24-100mm PVC Telecommunications Duct | Meter |
| 680(5A), Type V Manhole | Each |
| 680(5B), Class A Manhole | Each |
| 680(6) Install Telecommunications Handhole | Each |
| 680(7) Duct Cap | Meter |
| 680(8) Install Anchor Cross Plate | Each |
| 680(9) Install Pedestal | Each |
| 680(10) Wood Post | Each |
| 680(12) Select Material | Megagram Each |
| 680(13), Splice Pit | Each |

# Add the following Section

### SECTION 683

## NATURAL GAS CASING

# Special Provisions

683-1.01 DESCRIPTION.  This work includes furnishing and installing road crossing casings for subsequent installation of natural gas mains by Enstar.  Perform all work according to these Specifications and the Plans.

683-2.01 MATERIALS.  Use materials that conform to the following:

Bedding and Backfill	Subsection 204-2.01

PVC Casing Pipe	Subsection 706-2.05

683-3.01 CONSTRUCTION REQUIREMENTS.  Excavation, bedding, and backfill must conform to the requirements of Subsection 204-3.01 and the details on the Plans.

Install Schedule 40 PVC casings of the size and length, and at the locations and elevations shown on the Plans.  Construction sequencing requires each casing be installed in two operations to maintain the road with half-width open to traffic during construction.

Install PVC pipe in open trench in compliance with manufacturer’s recommendations and as depicted in the plans, with no more than 5 degree deflection per 3.05 meters of run.  All pipe installations shall be cleaned of dirt and debris.

Join PVC pipes with PVC coupling fittings.  The inside of all PVC fittings and the joining ends of all PVC pipe shall be painted with PVC solvent cement as prescribed by the manufacturer to make a waterproof connection.

Each casing end shall be sealed with a removable end cap, and the location marked with a vertical 50mmx100mm (2x4) board extended to flush with finish grade.  The marker boards and end caps will be removed by Enstar for natural gas main installation.

683-4.01 METHOD OF MEASUREMENT.  By the meter in place along the invert.  Fittings, solvent cement, end caps, and marker posts are subsidiary.

683-5.01 BASIS OF PAYMENT.  At the contract price, per unit of measurement, for each of the pay items shown in the bid schedule.

Excavation and backfill will be measured and paid for as provided in Section 204.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 683(2) 100mm PVC Casing | Meter |
| 683(3) 150mm PVC Casing | Meter |

SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.01 ASPHALT CEMENTS.  Add the following: Performance Graded Asphalt Binder shall conform to the requirements of AASHTO MP1 and the additional properties defined by AASHTO T-53 and ASTM D5801 assigned to each grade.

Performance Graded Asphalt Cement

Property	Standard	PG 52-28	PG 58-28	PG 64-28

Softening Point	AASHTO T-53	(none)	49oC	52oC

Toughness (min)	ASTM D5801	(none)	12.4 N-m	12.4 N-m

Tenacity (min)	ASTM D5801	(none)	8.5 N-m	8.5 N-m

(9/18/00)R244M98

SECTION 703

AGGREGATES

# Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 37.5mm | 100 |  |  |
| 25mm | 70-100 | 100 | 100 |
| 19mm | 60-90 | 70-100 | 70-100 |
| 9.5mm | 45-75 | 50-79 | 50-85 |
| 4.75mm | 30-60 | 35-58 | 35-65 |
| 2.36mm | 22-52 | 20-47 | 23-50 |
| 0.600mm | 10-33 | 10-26 | 13-31 |
| 0.300mm | 6-23 | 6-19 | 10-26 |
| 0.075mm | 0-6 | 0-6 | 8-15 |

(2/28/00)R117M98

Standard Modifications

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.  Under Blended Aggregate, delete the last sentence and substitute: “Ensure that the fraction actually retained between any two consecutive sieves larger than the 0.150mm is not less than 2% of the total." (06/25/99)M82

703-2.07 SELECTED MATERIAL.  Replace the last sentence in both items 1. and 2. with the following: The percent passing the 0.075mm sieve will be determined on minus 75mm material. (06/25/99)M82

Add the following to item 1. Selected Material, Type A.: All Selected Material, Type A, placed in the top 300mm of the embankment shall have a maximum size of 75mm.

# SECTION 706

# CONCRETE AND PLASTIC PIPE

Standard Modifications

706-2.07 CORRUGATED POLYETHYLENE PIPE.  Replace: “Type S” with: “Type S or Type D”. (02/08/01)M97

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.06 FRAMES, GRATES, COVERS AND LADDER RUNGS.  Add the following:

Ductile iron castings			ASTM A536 for grade 60-401.

(2/22/00)R78M98

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS.  Add the following to subsection 2.	Performance Properties:

k.	Adhesion: 	To Portland Cement, minimum 13.8 MegaPa, to asphalt, dependent on tensile failure of the substrate.

(09/04/01)R221M98

SECTION 724

SEED

Special Provisions

724-2-02. MATERIALS.  Delete this Subsection in its entirety and substitute the following:

Meet applicable requirements of the State of Alaska Seed Regulations, 11 AAC 34, Article 1 and Article 4.

Furnish “certified seed” or 4 signed copies of a report certifying that each lot of seed has been tested by an approved laboratory within 9 months of date of application. Include: name and address of laboratory, date of test, lot number for each kind of seed, and results of test as to name, percentages of purity and germination, and percentage of weed content for each kind of seed furnished.

Meet or exceed the percentages of sproutable seed specified in Table 724-1.

TABLE 724-1

Seed Requirements

| SPECIES | Sproutable Seed*, %, Min. |
| --- | --- |
| Arctared Red Fescue | 78 |
| Egan American Sloughgrass | 67 |
| Norcoast Bering Hairgrass | 71 |
| Nortran Tufted Hairgrass | 71 |
| Wainwright Slender Wheatgrass | 88 |
| Alyeska Polargrass | 71 |
| Bluejoint | 71 |
| Tilesy Sagebrush | 71 |
| Tundra Glaucous Bluegrass | 76 |
| Gruening Alpine Bluegrass | 72 |
| Nugget Kentucky Bluegrass | 76 |
| Beach Wildrye | 70 |
| Annual Ryegrass | 76 |
| Perennial Ryegrass | 76 |

* Sproutable Seed is the mathematical product of Germination and Purity.

(03/05/02)R52M98

Delete this section in it's entirety and substitute the following:

SECTION 726

TOPSOIL

726-2.01 TOPSOIL.  Furnish topsoil which is representative of the existing, natural organic blanket of the project area.  Perform a quality test, as defined by ALASKA FOP for AASHTO T 267, on the soil to determine the organic content of the soil.  Supply the results to the Engineer.

Soil with an organic content of 5% or more may be reused and spread on the finished slopes where topsoil is noted on the plans.  Remove roots, stumps, unnatural material, and rocks greater than 75mm in diameter from the organic material before it is graded onto the finished slope.

Soil with an organic content of less 5% cannot be used as topsoil for the project.  In this case, furnish topsoil consisting of a natural friable surface soil without admixtures of undesirable subsoil, refuse, or foreign materials having an organic content of 5% or more, as determined by ALASKA FOP for AASHTO T 267.  The material shall be reasonably free from roots, clods, hard clay, rocks greater than 75mm in diameter, noxious weeds, tall grass, brush, sticks, stubble or other litter, and shall be free-draining and non-toxic.  Notify the Engineer of the location from which topsoil is to be furnished at least 30 calendar days prior to delivery of topsoil to the project from that location.  The Engineer will inspect the topsoil and its sources before approval will be granted for its use. (12/05/01)R208M98

TABLE 726-1

TOPSOIL REQUIREMENTS

| REQUIREMENT | CLASS A | CLASS B |
| --- | --- | --- |
| Sieve Designation | Percent Passing by Weight |  |
| 75mm | - | 100 |
| 12.5mm | 100 | - |
| 4.75mm | 95-100 | 75-100 |
| 1.18mm | 64-90 | 50-95 |
| 0.075mm | 30-60 | 20-80 |
| Organic Content* | 10% - 40% | 5% minimum |
| Limestone | 3.4 Mg/hectare | - |

*   Determined by loss on ignition of oven dried sample in accordance with ALASKA FOP for AASHTO T 267.  (12/05/01)R139M98

## SECTION 727

SOIL STABILIZATION MATERIAL

Special Provisions

727-2.01 MULCH.  Delete numbered item 1. in its entirety and substitute the following:

1.	Virgin/Recycled Wood Fiber, Recycled Paper (wood cellulose) Mulch, or a Blend of Virgin/Recycled Wood Fiber with Recycled Paper Mulch.  Blended mulch may contain up to 50% recycled paper.  The mulch shall meet the following requirements:

a.	Contains no growth or germination inhibiting factors.

b.	Will remain in uniform suspension in water under agitation and will blend with grass seed, fertilizer and other additives to form a homogeneous slurry.

c.	Mulch can be applied uniformly on the soil surface.

d.	Will not create a hard crust upon drying and have moisture absorption and retention properties and the ability to hold grass seed in contact with the soil.

e.	Dyed a suitable color to facilitate inspection of its placement.

Ship the mulch material in packages of uniform weight (plus or minus 5%) and bear the name of the manufacturer and the air-dry weight content.

Use a commercial tackifier on all areas steeper than 3:1.  Use the amount recommended by the manufacturer.

(8/19/99)R206M98

Add the following subsection:

727-2.04 HYDRO MATTING.  Hydro matting shall be a hydraulically applied system of long strand fibers joined together by a high-strength adhesive to create a continuous three-dimensional blanket that adheres to the soil surface to form a bonded fiber matrix.  The system shall be applied to the soil as a viscous mixture, which upon drying, creates a high strength, porous and erosion resistant mat.  Upon drying, the matrix shall not inhibit the germination and growth of plants beneath the layer.  The matrix shall retain its form despite rewetting.

(6/30/97)R223M

SECTION 729

GEOTEXTILES

Special Provisions

729-2.01 EMBANKMENT SEPARATION AND REINFORCEMENT.  Under 1. Separation, replace: “(medium survivability)” with: “(Class 3)”.

Under 2. Reinforcement, replace: “Separation (high survivability)” with: “Stabilization”.

729-2.02 SUBSURFACE DRAINAGE AND EROSION CONTROL.  Under 2. Erosion control, replace: “Meet AASHTO M 288 for Erosion Control” with: “Meet AASHTO M 288 for Permanent Erosion Control”. (2/28/00)R229M98

Add the following to No. 2 Erosion Control.

The Geotextile, Erosion Control fabric shall be Class 1.

729-2.04 SEDIMENT CONTROL.  Replace: “Meet AASHTO M 288 for Sediment Control” with: “Meet AASHTO M 288 for Temporary Silt Fence”.

(2/28/00)R229M98

## SECTION 730

## SIGN MATERIALS

# Special Provisions

730-2.04 SIGN POSTS. Under item 1., Metal Pipe Posts, add the following to paragraph a.: Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Standard Modification

In item 2. Perforated Steel Posts., paragraph a., first sentence, replace “ASTM A 446” with “ASTM A 653 and ASTM A 924”.

(06/25/99)M 83

Special Provisions

Add the following:

6.	Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501. The tubing shall be square and of the dimensions called for in the plans with 5 millimeter thick walls.  11 millimeter diameter holes shall be drilled as required to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection.  Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this subsection.

(12/4/02)R81M

APPENDIX A

CONSTRUCTION SURVEYING REQUIREMENTS (METRIC)

APPENDIX B

UTILITIES REQUIREMENTS

APPENDIX C

EROSION SEDIMENT AND CONTROL PLAN