PART 4

STANDARD MODIFICATIONS

and

SECIAL PROVISIONS

to the

STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

(METRIC)

98M

SPECIAL NOTICE TO BIDDERS

The following information is available at 4111 Aviation Avenue to assist in preparing bids.

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Quantity Computations

- Cross Sections

- State of Alaska Department of Transportation and Public Facilities publication, Alaska Storm Water Pollution Prevention Plan Guide, June 1, 2004.

- Department of Transportation and Public Facilities - Sign Face Fabrication Requirements.

- Standard Specifications for Highway Construction 1998 Metric.  ($25.00)

- Alaska Test Methods Manual (Lab and Field), 2004 Edition.  ($25.00)

2.	Utility agreements pertaining to the disposition of utility facilities on this project are available for review at the office of the Utilities Engineer, (907) 269-0647.

3.	The Department approved an environmental document addressing concerns and environmental commitments.  The document is available for review in the office of the Preliminary Design and Environmental Coordinator, (907) 269-0534.

4.	The Materials Certification List (MCL) has been included in Appendix C.  This list is provided for the Contractor to determine which materials will require submittal to the Project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

5.	Changes have been made to Section 670 of the Special Provisions.  The maximum allowable yield thickness per single-pass of Longitudinal Type markings (non-inlaid) is 60 mils

(1.5 mm).

6.	The Department requires workers within the project limits to wear an outer visible surface or layer of high visibility color and retro reflectivity.  See subsection 643-3.11, High Visibility Clothing for requirements.

SECTION 101

DEFINITIONS AND TERMS

## Standard Modification

101-1.03 DEFINITIONS.  Add the following:

Interim Work Authorization.  A written order by the Engineer initiating changes to the Contract, within its general scope, until a subsequent Change Order is executed.  (06/25/99)M68

## Special Provisions

101-1.03.DEFINITIONS.  Add the following definition:

NON-FROST SUSCEPTIBLE.  Material that contains 6 percent or less passing the 0.075 mm screen as determined by sieve analysis performed with WAQTC FOP for AASHTO T 27/T 11 on minus 75 mm material.  (11/29/01)R1M98

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

# Special Provisions

102-1.11 ADDENDA REQUIREMENTS.  Delete this subsection in its entirety and substitute the following:  Addenda will be issued to the individual or company to whom bidding documents was issued.  Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph, courier, and in special circumstances by phone.  Addenda will be issued to the address, telefacsimile number or phone number as stated on the planholder's list unless picked up in person or included with the bid documents.  It is the bidder's responsibility to insure that he has received addenda affecting the Invitation For Bids.  No claim or protest will be allowed based on the bidder's allegation that he did not receive all of the addenda for an Invitation For Bids.

addenda shall be acknowledged on the Proposal or by telegram or telefacsimile before the scheduled time of bid opening.  If no addenda are received by the bidder, the word "None" should be entered on the Proposal Form.  (02/01/00)R171M98

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Standard Modification

103-1.01 CONSIDERATION OF BIDS.  Add the following after item 9.:  In addition to the circumstances described above, the Contractor may request permission from the Contracting Officer to add or replace a listed subcontractor.  The request must be made in advance, in writing, specifically detailing the basis for the request, and shall include appropriate supporting documentation.  The Contracting Officer will approve the request if it is determined to be in the best interest of the State. (10/28/99)M84

103-1.02 AWARD OF CONTRACT.  In the third paragraph, change “practical” to “practicable”. (06/25/99)M69

SECTION 105

CONTROL OF WORK

### Standard Modification

105-1.02 PLANS AND WORKING DRAWINGS.  Replace the fifth paragraph with the following:

Upon receipt of an approved copy of the shop working drawings, furnish to the Engineer:

1.	Enough additional copies to provide 8 approved sets of prints.

2.	One set of reproducible transparencies (polyester film).

3.	If requested, an electronic file in AutoCAD drawing interchange format (.DXF).  (09/30/99)M85

Special Provisions

105-1.06 COOPERATION WITH UTILITIES.  Add the following:  Request locates from the utilities having facilities in the area.  Use the Alaska Digline, Inc. Locate Call Center for the following utilities:

| ALASKA DIGLINE, INC. Anchorage Area………………… 278-3121 Statewide…………………….800-478-3121 Who will notify the following: |  |
| --- | --- |
| - ACS | - Homer Electric Assoc. |
| - GCI |  |

Call the following utilities and agencies directly:

ADOT/PF Street Lights and Storm Drains………………….269-0783

City of Homer, Department of Public Works……………….235-3170

Contact the Central Region Maintenance & Operations Office at (907) 269-0760 to obtain the appropriate District Superintendent’s phone number for this project.

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

Work around those utilities not designated for relocation in the plans and the following utility specific coordination.  The Contractor shall bear the expense for changes or additional relocation requested for the Contractor’s convenience.

Work around utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

The Contractor shall bear the responsibility for changes in contract scheduling that result in the conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Schedule and coordinate the utility relocations with project construction as set forth in Section 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required before utility relocation.

Payment will be made as follows:

- Subsidiary to Item 642(1), Construction Surveying, if the Contractor is required to provide the surveying as part of the contract an/or

- Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of the Contractor’s two (2) week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer, fifteen (15) calendar days advance written notice for required staking.

Provide the Utility Companies fifteen (15) calendar days advance written notice of the relocations described below to begin.  The Utility Companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work before beginning with another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit the Contractor, through the Engineer, from working near the utility’s facilities when the ground is frozen.

Specific coordination requirements for the specific utilities are included below:  (04/01/03)R3M98

Alaska Communications System, (ACS):  ACS has existing underground facilities located within this project.  ACS has existing facilities that are in conflict with this project proposed roadway improvements and will require adjustment and/or relocation.  Notify ACS at (907) 714-8791 to establish a point of contact and to determine were to send the written notice to ACS fifteen (15) calendar days before starting work on ACS relocation for this project. Provide a copy of the written notice to the Engineer.  ACS or their contractor crews will only be required to work in one location listed below at one time.

| Location | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1 | Pioneer Avenue crossing | Buried Cable, Conduit, and Pedestal Adjustment | 7 |
| 2 | Bartlett Rd. Sta. 1+093.8, 7.3m RT | Buried Cable Adjustment in Place | 2 |
| 3 | Sta. 1+140.56 road crossing | Buried Cable and Conduit | 4 |
| 4 | Sta. 1+197.69 road crossing | Buried Cable and Conduit | 3 |
| 5 | Sta. 1+263.22 road crossing | Buried Cable and Conduit | 3 |
| 6 | Sta. 1+385.79 road crossing | Buried Cable and Conduit | 3 |
| 7 | Sta. 1+449.26 road crossing | Buried Cable and Conduit | 3 |
| 8 | Sta.1+480 to 1+495 LT | Buried Cable Adjustment in Place | 4 |
| 9 | Sta. 1+541 road crossing | Buried Cable and Conduit | 3 |
| 10 | Longitudinal Facilities Sta. 1+263.22 RT to 1+360 RT | Buried Cable | 5 |
| 11 | Sta. 1+618, 1.5m RT | Buried Fiber Optic Cable Adjustment in Place | 3 |

The Contractor is required to provide assistance or perform work listed below before ACS and/or in conjunction with relocation.

Location 1:  The ACS facilities in this location will need to be relocated before beginning the excavation operations for the new oil/grease separator.  The Contractor will coordinate with ACS and or their contractor and provide the schedule for the oil/grease separator excavation operations.  When ACS has staked the new road crossing locations the Contractor well remove the required asphalt, concrete sidewalk, and curb and gutter LT and RT to facilitate the crossing locations.  The Contractor shall, before the installation of the oil/grease separator, storm drain main line installation, roadway template excavation and embankment placement in this location, coordinate with ACS or their contractor and provide the required traffic control, maintenance flagging to accommodate the road crossing installation until complete.  This work will be paid for under Item 202(2), 202(3), 202(9), and 643 items.  The Contractor will provide for temporary asphalt patching in this road crossing location if required by the Engineer, which shall be subsidiary to Item 401(1).

Location 2:  When the new storm drain field inlet S18A and pipe P1.8A have been field staked the Contractor will coordinate with ACS to begin the adjustment in place of the existing buried cable in this location.  The Contractor will provide the required right of way staking, traffic control, and maintenance flagging to accommodate the cable adjustment in this location.  This work will be paid under the 643 items.

Locations 3, 4, 5, 6, 7, and 9:  Before beginning relocation work for the road crossings the Contractor shall have the new road crossings conduit installations completed and accepted and will coordinate with ACS or their contractor before completing the placement of the ditch lining, sidewalk, top soil and seeding, and will provide a work window for the placement of new buried cables for the new ACS road crossings.  Provide the required traffic control and flagging to accommodate the each of the road crossing installations until complete.  This work will be paid under items 643.  The Contractor will provide for temporary asphalt patching for the road-crossing locations if required by the Engineer.  This work will be subsidiary to Item 401(1).

Location 8:  When the slope staking and right of way staking is completed along the left in this location coordinate with ACS or their contractor to begin the in-place adjustment of the existing cable.  The Contractor will provide for the required traffic control, maintenance flagging to accommodate the in place cable adjustment in this location.  This work will be paid for under the 643 items.

Location 10:  When clearing and right of way staking is completed in this location the Contractor will coordinate with ACS or their contractor to place the buried cable in this location.  The Contractor will provide for the required traffic control and flagging to accommodate the in place cable adjustment in this location.  This work will be paid for under the 643 items.

Location 11:  When the staking of storm drain pipe P4.5A the Contractor will provide ACS the pipe grading information and coordinate with ACS or their contractor to begin the in place adjustment of the existing fiber optic cable.  The Contractor shall coordinate with ACS to provide the schedule for excavation activities are to be within this existing buried fiber optic cable location.  The Contractor will provide for the required traffic control and flagging to accommodate the in place cable adjustment in this location.  This work will be paid for under the 643 items.

General Communications Inc. (GCI):  GCI has existing underground and aerial facilities located within this project. GCI has existing facilities that are in conflict with the proposed roadway and will require adjustment and/or relocation.  Notify GCI at (907) 868-6157 to establish a point of contact and to determine were to send the written notice to GCI fifteen (15) calendar days before starting work on GCI relocation for this project.  Provide a copy of the written notice to the Engineer. GCI or their contractor crews will only be required to work in one of the location listed below at one time.

| Location | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1 | Longitudinal Facilities, Bartlett Street Sta. 1+100 RT to 1+580 RT | Buried Cable and Pedestal Placement | 10 |
| 2 | Sta. 1+197 road crossing | Buried Cable and Pedestal Placement | 3 |
| 3 | Sta. 1+140 road crossing | Buried Cable and Pedestal Placement | 3 |
| 4 | Sta. 1+263 road crossing | Buried Cable and Pedestal Placement | 3 |
| 5 | Sta. 1+385 road crossing | Buried Cable and Pedestal Placement | 4 |
| 6 | Sta. 1+511 RT road crossing | Buried Cable and Pedestal Placement | 3 |

The Contractor is required to provide assistance or perform work listed below before GCI and/or in conjunction with relocation.

Location 1:  Before beginning the placement of the new cable coordinate with GCI or their contractor and complete required clearing, provide right of way staking along the right side between Sta. 1+098 to 1+580 RT and provide the required traffic control, maintenance flagging to accommodate the cable installation.  This work shall be paid under Items 201(3A) and other 643 items.

Locations 2 thru 6: Before beginning relocation work for the road crossings the Contractor shall have the new road crossings conduit installations completed and accepted and will coordinate with GCI or their contractor before completing the placement of the ditch lining, sidewalk, top soil and seeding and will provide a work window for the placement of new buried cables for the new GCI road crossings and provide the required traffic control and flagging to accommodate the each of the road crossing installations until complete.  This work will be paid under items 643.  The Contractor will provide for temporary asphalt patching in road crossing locations if required by the Engineer, which will be subsidiary to Item 401(1).

Homer Electric Association Inc. (HEA):  HEA has existing underground and aerial facilities located within this project. HEA has existing facilities that are in conflict with the proposed roadway and will require adjustment and/or relocation. Notify HEA at (907) 235-3389 to establish a point of contact and to determine were to send the written notice to HEA fifteen (15) calendar days before starting work on HEA relocation for this project.  Provide a copy of the written notice to the Engineer. At the time of notice is given to HEA the Contractor will provide a schedule outlining pole location and the duration of shoring required location specific.  HEA or their contractor crews will only be required to work in one of the location listed below at one time.

TEMPORARY RELOCATION

| Location | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| A | Sta. 1+142.5 | Aerial Crossing and Poles | 10 |

The Contractor is required to provide assistance or perform work listed below before HEA and/or in conjunction with relocation.

Location A:  HEA will place poles and a temporary aerial conductors crossing in the location listed above before the beginning of water line excavation in these locations.  HEA will require five (5) calendar days to place the temporary aerial crossing and five (5) calendar days to remove the temporary aerial crossings.

RELOCATION

| Location | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1 | Pioneer Avenue crossing | New Buried 3-phase conductor and conduit | 9 |
| 2 | Sta. 1+325 road crossing | New Aerial Conductor And Poles Installation | 6 |
| 3 | Sta. 1+142.5 road crossing | New underground Conductor Placement | 6 |
| 4 | Sta. 1+100.8 RT | Pole Shoring for Water Service Installation | 2 |
| 5 | Sta. 1+077.8 RT | Pole Shoring for Water Service Installation | 2 |
| 6 | Sta. 1+266.7 RT | Pole Shoring for Water Service Installation | 2 |
| 7 | Sta. 1+353.8 RT | Pole Shoring for Water Service Installation | 2 |
| 8 | Sta. 1+388.8 RT | Pole Shoring for Water Service Installation | 2 |
| 9 | Sta. 1+505.4 | Pole Shoring for Water Service Installation | 2 |
| 10 | Hohe Street: Sta. 2+062 LT | Pole Shoring for Ditch Excavation | 2 |
| 11 | Sta. 2+119 LT | Pole Shoring for Ditch Excavation | 2 |
| 12 | Sta. 2+222 LT | Pole Shoring for Ditch Excavation | 2 |

The Contractor is required to provide assistance or perform work listed below before HEA and/or in conjunction with relocation.

Location 1:  HEA will install a section of new underground along Pioneer Ave as shown on the plans and will cross Pioneer Avenue.  The Contractor shall coordinate with HEA, to schedule the HEA’s road crossing work before beginning the excavation and installations of the storm drain manhole S1.0 and pipe P1.1 and the oil grease separator installation in the Pioneer Avenue and Bartlett intersection area.  HEA will be utilizing the Contractor’s traffic control, maintenance flagging to accommodate the conduit installation in this crossing location.  This work will be paid for under the 643 items.

Location 2:  HEA will set a pole on the left in this approximate location and then place new aerial conductor between the new poles.  The Contractor shall coordinate with HEA and determine when the existing buried conductor is abandon in place.

Location 3:  HEA will set a temporary pole on the left at this approximate location to provide temporary primary service to the Pratt Museum.  A junction box will be placed in a utility easement outside of the right of way near the pole.  When the Contractor has completed the conduit installation for the HEA crossing in this location and the conduit has been accepted by HEA the conductor installation will be scheduled.  Upon completion of the installation of the conductor, HEA will schedule to retire the temporary pole and overhead primary power line.  The Contractor will coordinate with HEA and provide the required traffic maintenance and flagging required for the conductor installation work.  The Contractor will coordinate with HEA for the conductor placement before the topsoil and seeding and ditch lining is completed in each crossing location.  This work will be paid for under the 643 items.

Locations 4 through 12:  The Contractor will coordinate with HEA for the pole shoring that will need to be in place before beginning excavation operations in the vicinity of the each of the pole location listed above.  HEA pole shoring operation will only be done during the regular business hours between 0800 and 1600 Monday through Friday.  No more than two poles will be shored at one time and the Contractor will be required to provide a minimum of 24-hour notice will be required to move the shoring equipment to the next pole requiring shoring.  The excavation in the vicinity of the shored pole shall be backfilled by the end of shift each day in each of the pole shoring locations.  The shoring is required in these locations to enable the water services and main extensions and ditch excavation for this project.  HEA will require one day to place the shoring and one day to remove the shoring in each location.  The Contractor will provide the required traffic control, maintenance flagging to accommodate the pole shoring operations until complete in each of the above locations.  This work will be paid for under the 643 items.

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Add the following:  Inspect and clean storm drain sumps and petroleum separator manholes during the construction season and before winter shutdowns.  This inspection and maintenance of the storm drain system will not be paid for directly but will be subsidiary to work paid for under Sections 603 and 604.  (02/01/00)R4M98

105-1.15 PROJECT COMPLETION.  Delete the last paragraph and substitute the following:  When physical work and cleanup provided for under the contract is found to be complete, except for work specified under subsection 618-3.04, Maintenance of Seeded Areas; and subsection 621-3.04, Period of Establishment; subsection 641-2.01, Storm Water Pollution Prevention Plan (SWPPP) Requirements and subsection 641-3.01, Construction Requirements, a letter of project completion will be issued by the Engineer.  Project completion will relieve the Contractor from further maintenance responsibilities, except under subsections 618-3.04, and 621-3.04, 641-2.01, and 641-3.01, and will stop the count of contract time but will not relieve the Contractor of obligations under the Contract.  (02/06/02)R237M98

Standard Modification

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES.  Delete this subsection in its entirety and substitute the following:

Notify the Engineer as soon as the Contractor becomes aware of an act or occurrence that may form the basis of a claim for additional compensation or an extension of Contract time or of a dispute regarding a question of fact or interpretation of the Contract.

If the matter is not resolved by agreement within seven (7) days, submit an Intent to Claim, in writing, within the next fourteen (14) days.

If the Contractor thinks additional compensation or time is warranted, immediately begin keeping complete, accurate, and specific daily records concerning every detail of the potential claim including actual costs incurred.  Give the Engineer access to such records and furnish the Engineer copies, if requested.  Equipment costs must be based on the Contractor’s internal rates for ownership, depreciation, and operation expenses and not on published rental rates.

Submit a Claim to the Contracting Officer, in writing, within ninety (90) days of the act or occurrence forming the basis of the claim.  The Contracting Officer will acknowledge receipt of the Claim in writing.

The Contractor waives rights to claim if the Engineer was not notified properly or afforded the opportunity to inspect conditions or monitor actual costs.

The Claim must include of the following:

- The act, event, or condition the claim is based on.

- The Contract provisions which apply to the claim and provide relief.

- The item or items of Contract work affected and how they are affected.

- The specific relief requested, including Contract time if applicable, and the basis upon which it was calculated.

- A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor’s knowledge and that the amount requested accurately reflects the Contract adjustment which that the Contractor thinks is due.

The Claim, in order to be valid, must not only show that the Contractor suffered damages or delay but that it was caused by the act, event, or condition complained of and that the Contract provides entitlement to relief for such act, event, or condition.

The Department can make written request to the Contractor at any time for additional information relative to the Claim.  Provide the Department such additional information within thirty (30) days of receipt of such a request.  Failure to furnish such information may be regarded as a waiver of the Claim.

The Contractor will be furnished the Contracting Officer’s Decision within 90 days, unless the Contracting Officer requests additional information.  The Contracting Officer’s Decision is final and conclusive unless, within 14 days of receipt of the decision, the Contractor delivers a Notice of Appeal to the Appeals Officer.  Procedures for appeals are covered under AS 36.30.625 and AS 36.30.630.  (03/26/01)M101

Special Provisions

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES.  Add the following.  Appeals to the superior court under AS 36.30.685 must be filed in the third judicial district.  (03/21/01)R93

SECTION 106

CONTROL OF MATERIAL

## Special Provisions

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision.  The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, before award of the contract.

Steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States.  The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition.  These processes include rolling, extruding, machining, bending, grinding, drilling, etc.  The application of coatings, such as epoxy coating, galvanizing, painting or other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore.  It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework).  Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement.  There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non-steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that the manufacturing processes for each covered product comply with this provision.  Non-conforming products shall be replaced at no expense to the State.  Failure to comply may also subject the Contractor to default and/or debarment.  False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.  (08/31/99)S13

# 106-1.02 LOCAL MATERIAL SOURCES.  Add the following under item 2. Inspection and Acceptance.:  In compliance with 30CFR46.11, have the Operator of the sand and gravel surface mine (materials source) provide Site-specific Hazard Awareness Training for the Engineer’s personnel (non-miners) before beginning operations in the Contractor’s surface mine.  Offer the training at each surface mine that will be used to supply processed aggregates.  A competent person must provide the training according to the Operator’s written training plan as approved by the Mine Safety and Health Administration, and covering the following items:

- Site specific health and safety risks.

- Recognition and avoidance of hazards.

- Restricted areas.

- Warning and evacuation signals.

- Other special safety procedures.

- Site tour.

Upon completion of this training, the Engineer’s personnel will sign a Visitor’s Log Book to indicate that training was provided.  (05/01/02)R262M98

106-1.03 TESTING AND ACCEPTANCE.  Add the following:  When the specifications refer to the following test methods, use the corresponding ‘New Test Method’ shown below.  ATM = Alaska Test Method.  AASHTO = American Association of State Highway and Transportation Officials.  FOP = Field Operating Procedure.  WAQTC = Western Alliance for Quality in Transportation Construction.  (02/05/04)S96

Test Method	New Test Method

ATM T-1	AASHTO T 87 and T 88

ATM T-4	WAQTC FOP for AASHTO TP 61

ATM T-5	WAQTC FOP for AASHTO T 255/T 265

ATM T-6	ATM 203

ATM T-7	WAQTC FOP for AASHTO T 27/T 11

ATM T-8	WAQTC FOP for AASHTO T 152

ATM T-9………………ATM 306

ATM T-11	WAQTC FOP for AASHTO T 310 and WAQTC FOP for AASHTO T 224

ATM T-12……………	.ATM 212

ATM T-13…………….	ATM 313

ATM T-14…………….	ATM 414

ATM T-17	ATM 417

ATM T-18	WAQTC FOP for AASHTO T 166/T 275

ATM T-22	ATM 412

ATM T-23	ATM 405

ATM T-25	WAQTC TM 6

ATM T-30……………	ATM 520

AASHTO T 2	WAQTC FOP for AASHTO T 2

AASHTO T 11………	WAQTC FOP for AASHTO T 27/T 11

AASHTO T 23	WAQTC FOP for AASHTO T 23

AASHTO T 27	WAQTC FOP for AASHTO T 27/T 11

AASHTO T 30	WAQTC FOP for AASHTO T 30

AASHTO T 40	WAQTC FOP for AASHTO T 40

AASHTO T 85	WAQTC FOP for AASHTO T 85

AASHTO T 89	WAQTC FOP for AASHTO T 89

AASHTO T 90	WAQTC FOP for AASHTO T 90

AASHTO T 99	WAQTC FOP for AASHTO T 99/T 180

AASHTO T 110………	WAQTC TM 6

AASHTO T 119	WAQTC FOP for AASHTO T 119

AASHTO T 121	WAQTC FOP for AASHTO T 121

AASHTO T 141	WAQTC TM 2

AASHTO T 152	WAQTC FOP for AASHTO T 152

AASHTO T 166	WAQTC FOP for AASHTO T 166/T 275

AASHTO T 180	WAQTC FOP for AASHTO T 99/T 180

AASHTO T 168	WAQTC FOP for AASHTO T 168

AASHTO T 176	WAQTC FOP for AASHTO T 176

AASHTO T 209	WAQTC FOP for AASHTO T 209

AASHTO T 224	WAQTC FOP for AASHTO T 224

AASHTO T 248	WAQTC FOP for AASHTO T 248

AASHTO T 255	WAQTC FOP for AASHTO T 255/ T 265

AASHTO T 265	WAQTC FOP for AASHTO T 255/ T 265

AASHTO T 267	ATM 203

AASHTO T 275	WAQTC FOP for AASHTO T 166/T 275

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

## Special Provisions

107-1.02 PERMITS, LICENSES AND TAXES.  Add the following:  Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on off project site, is not expected to impact cultural resources.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715.  If the Contractor discovers cultural resources during construction activities, stop work at that site and notify the Engineer.

Provide a wetland specialist able to conduct wetlands determinations and delineations according to the Corps of Engineers 1987 Wetland Delineation Manual.  The wetland specialist shall conduct the determination and delineations of a site outside the project limits or not previously permitted, impacted by operations.  These delineations will be subject to Corps of Engineers approval.

Provide the Engineer a copy of permits or clearances received before using a site outside the project limits.  Additionally, provide the Engineer a written statement that necessary permits or clearances have been obtained.  Also provide a written statement to the Engineer listing agencies or offices contacted which responded that no additional action is required.

Provide necessary information to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge storm water from the construction site. Refer to Section 641, Erosion, Sediment and Pollution Control for requirements for this permit.

Add the following:  The Department received the following permit (see Appendix A) on the Contractor’s behalf:

ADEC Non Domestic Storm Water Plan Review, Permit No. 0321-WW-015-034

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.  Add the following:  If the Contractor requires water for a construction purpose from a non-municipal water source, obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624. (05/29/02)R7M98

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.

Add the following before the last paragraph:  Where operations meet any of the following conditions, advise the owning Utility in writing at least three (3) calendar days in advance of the work.

1.	Operations anticipated being within 3 m of an overhead electrical line.

2.	Operations anticipated being within 0.9 m of an underground electrical line according to locates provided by the owning Utility.

- Operations requiring use of equipment that is capable of coming within 3 m of an overhead electrical line.

- Operations anticipated being within 1.5 meters of an existing power pole.

The notice shall indicate the location and duration of the work.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 4.6 m of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, shall be subsidiary to the item(s) of work being performed requiring these services.  (07/30/99)R170M98

Add the following subsection:

107-1.21 FEDERAL AFFIRMATIVE ACTION.  The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120

Training Program	Section 645

Federal EEO Bid Conditions	Form 25A-301

EEO-1 Certification	Form 25A-304

DBE Subcontractable Items	Form 25A-324

ADOT&PF Training Program Request	Form 25A-310

Training Utilization Report	Form 25A-311

Contact Report	Form 25A-321A

DBE Utilization Report	Form 25A-325C

Summary of Good Faith Effort Documentation	Form 25A-332A

Required Contract Provisions, Federal-Aid Contracts	Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.  (08/13/98)S80

SECTION 108

PROSECUTION AND PROGRESS

# Standard Modifications

108-1.01 SUBLETTING OF CONTRACT.  Delete the last paragraph under item 4. and add the following to item 5.:  The Contractor shall ensure that the required prompt payment provisions of AS 36.90.210 are included in  subcontracts.  (10/28/99)M70

## Special Provisions

108-1.03 PROSECUTION AND PROGRESS.  Delete the last sentence of the first paragraph and substitute the following:  Submit the following at the Preconstruction Conference:

Delete item 1. A progress schedule.  and substitute the following:

1.	A Critical Path Method (CPM) Schedule is required, in a format acceptable to the Engineer, showing the order in which the work will be carried out and the contemplated dates on which the Contractor and subcontractors will start and finish each of the salient features of the work, including scheduled periods of shutdown.  Indicate anticipated periods of multiple-shift work in the CPM Schedule.  If revisions to the proposed CPM Schedule are required, make them promptly.  Promptly submit a revised CPM Schedule if there are substantial changes to the Contractor’s schedule, or upon request of the Engineer.  (12/13/02)R261M98

Delete item 5 of the first paragraph and substitute the following:

- The submittals identified under subsection 641-1.03, Submittals.  (01/31/02)R160M98

108-1.06 DETERMINATION AND EXTENSION OF CONTRACT TIME. Delete the second paragraph under item 3 “Suspension and Extension of Contract Time,” and substitute the following:  The count of Contract time shall continue through the suspension of work in the following conditions:

- those instances where the Engineer orders suspension of the work for unsafe conditions,

- for failure by the Contractor to carry out contractual provisions, or

- for failure to carry out orders given by the Engineer within the limits of the Contractor’s contractual authority.

In the instance where the Engineer suspends a controlling item of work due to adverse weather conditions for one or more calendar days, the number of days included in the suspension period shall extend the completion date.  (02/15/01)R242M98

SECTION 109

MEASUREMENT AND PAYMENT

Standard Modification

109-1.05 COMPENSATION FOR EXTRA WORK.  Under item 1. Labor: Delete “(supported by proof of rates)”.  Delete subparagraph d., and substitute the following:

d.	plus Workers’ Compensation at 8 percent of a.  The actual net rate will be used only when it exceeds 10 percent and when proof of rates are submitted within 30 days of the completion of the extra work.  (05/31/00)M90

Replace subparagraphs e. and f., with the following:

e.	plus either subsistence and travel allowances, or prorated camp costs

f.	plus 35 percent of the sum of a, c, d, and e.

Delete item 5. and substitute the following:

5.	Work by a Subcontractor.  The Contractor will receive a 5 percent markup on the total time and materials work defined in 1 through 4 above which is performed by an approved subcontractor or owner-operator.  This markup will be for administrative expenses incurred in connection with the work.  No percentage will be paid on work covered under bid items in the original Contract.  No percentage over the amount covered above will be paid if a lower tier subcontractor does the work.  (02/08/01)M71

## Special Provisions

109-1.05 COMPENSATION FOR EXTRA WORK.  Under item 3, Equipment, change the first sentence to read ..."Rental Rate Blue Book for Construction Equipment", published by Primedia, 1735 Technology Drive, Suite 410, San Jose, CA 95110-1313.

Under item 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.  (01/27/00)R14

109-1.06 PROGRESS PAYMENTS.  Add the following:  Failure to submit schedules according to subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from subsequent progress payments.  The Engineer, upon receipt of current schedules from the Contractor, will release this amount.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion, Sediment, and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from subsequent progress payments.  This amount will be released by the Engineer upon satisfactory completion of the requirements of the permit.  (02/04/02)R137A

###### Add the following Section:

###### SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01 DESCRIPTION.  The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds.  The Contractor or the subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract.  The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION.  It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy, as ADOT&PF deems appropriate.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS.  The following definitions will apply.

- Broker.  A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project.  A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF).  The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment.  The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself.  To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its performance of the work. Other relevant factors will be considered.  The Engineer makes the determination of CUF after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE).  An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department according to 49 CFR, Part 26.

- DBE Key Employee.  Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal.  The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts.  Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer.  A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification.  For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report.  Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer.  A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy

equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large.  If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL.  The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount.  A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document of the required Good Faith Efforts under subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE.

- Phase I - Bid.  Each bidder must register with the Civil Rights Office annually according to §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award.  The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment.  Written commitments from DBEs to be used on the project.  The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report.  Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation.  Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal.  If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal.  If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and cannot document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work.  The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in a subcontract, purchase order or service agreement with that DBE.

- DBE Replacement.  If the Engineer approves a DBE replacement, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal.  In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed a discriminatory practice in its exercise of good business judgment to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended according to subsection 120-3.02.

- DBE Utilization Goal.  The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that cannot be replaced.

120-3.02 GOOD FAITH EFFORT.

- Good Faith Effort Criteria.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document of the following actions constitutes insufficient Good Faith Effort.

- Consideration of subcontractable items.  The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) before bid opening.  It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder cannot achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to active DBEs listed for a given region in the Department's most current DBE Directory at least seven (7) calendar days before bid opening.  The bidder must give the DBEs no less than five (5) days to respond.  The bidder may reject DBE quotes received after the deadline.  Such a deadline for bid submission by DBEs will be consistently applied.  DBEs certified to perform work items identified on Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor.  Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- The bidder may reject non-competitive DBE quotes.  Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10 percent higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service.  Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation.  Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote.  This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding.  Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate a request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration.  Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration.  The bidder must exercise such an opportunity within three (3) calendar days of notification it has failed to meet the requirements of this subsection.  As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The DBE Liaison Officer will make the decision on reconsideration.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so.  If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within four (4) days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder.  The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appeal able to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work.  Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer according to this Section.  CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function.  In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO before submitting a bid to a contractor for DBE trucking.  The DBE trucking firm must demonstrate that it owns trucks (proof of title and/or registration) to be credited for work and that operators are employed by the DBE trucking firm.  A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker.  (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment.  Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department.  The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry).  Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- subcontract work, with the exception of truck hauling, will be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

- The DBE will control business administration, accounting, billing, and payment transactions.  The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, according to AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payer, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE.  Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without fault or negligence, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal.  The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (subsection 120-3.02, items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF.  Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE.  Under no circumstances shall the Contractor take action against the DBE firm until the Engineer has made a final determination.  The Engineer’s decisions on CUF matters are not administratively appeal able to US DOT.

120-3.04 DEFAULT OF DBE.  In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work.  In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the Contractor’s control; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended according to items c through h of subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that ca not be replaced.

120-4.01 METHOD OF MEASUREMENT.  The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer.  The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100 percent of the monies actually paid to the DBE under the contract for creditable work and materials according to 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100 percent of the monies actually paid to the DBE under the subcontract for creditable work and materials.  This shall include DBE trucking firms certified as a subcontractor and not a broker.  Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100 percent of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60 percent of its value.  The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5 percent of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5 percent of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5 percent of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department.  The DBE joint venture partner will be responsible for performing of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT.  Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work.  If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work.

Unsatisfactory work may result in disqualification of the Contractor from future bidding under subsection 102-1.13 and withholding of progress payments consistent with subsection 109-1.06.  (11/17/00)S33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

#### Special Provisions

202-1.01 DESCRIPTION.  Add the following:  This work also consists of removing and temporally relocating existing cluster mailbox units until they can be installed at their new permanent locations as described in subsection 202-3.02.

202-3.02 MAIL BOXES.  Delete this subsection and substitute the following:  Relocate the existing cluster mailbox units, complete with foundations, to temporary locations approved by the Engineer. Place the units in a position that does not hinder their usefulness.

After construction has been completed, relocate the existing cluster mailbox units, complete with foundations, to their new locations as determined by the Engineer.  Install the foundations flush with the ground.  Repair or replace any part(s) of the cluster mailbox units that the Contractor damaged.

202-3.03 REMOVAL OF BRIDGES, CULVERTS AND OTHER DRAINAGE STRUCTURES.  Add the following after the second paragraph:  The existing manhole frames, covers, dustpans, adjusting rings, cone sections and reducing slabs removed but not reinstalled shall become the Contractor’s property.  Materials may be reused if they are undamaged, of satisfactory quality and approved by the Engineer.  Thoroughly clean and have the Engineer inspect materials that are to be reused before reinstallation.  (02/02/00)R18M98

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS AND CURBS.  Add the following: Pavement shall not be removed until underground work on the particular construction stage is to begin within three days. Pavement removed shall be made into recycled asphalt material (RAM) and used as aggregate base course as specified under Section 301 Aggregate Base and Surface Course. The stockpile site will be obtained and provided by the Contractor. RAM may be used as temporary roadway surfacing during construction as directed by the engineer. All labor, equipment and materials required to remove pavement, process into RAM and place as aggregate base and surface course, or temporary roadway surfacing will be subsidiary to 202(2) Removal of Pavement, by the square meter.

Add the following subsection:

202-3.06 SALVAGING.  Notify the Engineer a minimum of five (5) days before removing manholes and inlets.  The Engineer will notify ADOT&PF M&O (262-2199) and upon excavation have an M&O representative physically identify manholes, inlets or portions thereof to be salvaged.  Deliver items designated for salvage to the ADOT&PF M&O yard located in Homer.   Items not designated for salvage by ADOT&PF M&O shall become the Contractor’s property.  (07/08/03)R258M98

202-5.01 BASIS OF PAYMENT.  Add the following:  Item 202(12A).  At the contract unit price for each unit temporarily relocated and reinstalled at the locations designated by the Engineer.  Payment is full compensation for removal, temporary relocation, and final installation of the cluster mail box units and newspaper tubes.  Excavation, backfill, and compaction are subsidiary.  Replacement or repair of parts damaged by the Contractor shall be at the Contractor’s expense.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

202(12A)  	Relocate Cluster Mail Boxes 	Each

SECTION 203

EXCAVATION AND EMBANKMENT

Standard Modification

203-3.02 EMBANKMENT CONSTRUCTION.  Delete the eleventh paragraph in its entirety and replace with the following:

Place rock embankment in lifts equal to the average rock dimension.  Restrict maximum rock dimension to 1 m.  Distribute spalls and finer rock fragments to level and smooth each lift. Place succeeding lifts without damaging previously completed lifts.  Dump rock on the lift being constructed and distribute by blading or dozing to minimize voids, pockets, and bridging and to form a dense, well-compacted embankment.  Avoid placing rocks exceeding 200 mm within 600 mm of finished subgrade.

In the twelfth paragraph, first sentence, delete the words “from excavation”.

In the twelfth paragraph, third sentence, insert the words “from excavation” after “wasted rock”.

# (02/08/01)M92

# Special Provisions

203-3.02 EMBANKMENT CONSTRUCTION.  Delete the first sentence of the second paragraph, and substitute the following:  Place roadway embankment of earth materials in horizontal layers not exceeding 200 mm in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by 300 mm and transversely by 3 m.

Add the following:  Where the Plans call for placement of selected material and excavation is required, the existing material may be left in place at the Engineer’s discretion if tests determine that it will meet the appropriate selected material requirements.  A reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104, Scope of Work.  (03/14/02)R23M98

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL.  Delete this subsection in its entirety and substitute the following:  Construct embankments with moisture and density control from specified materials placed and compacted at approximately their optimum moisture content.  Dry or moisten material as required.

Compact embankment material to not less than 95 percent of the maximum dry density as determined by WAQTC FOP for AASHTO T 99***deleted***, or ATM T-12.  The Engineer will determine in-place field densities using WAQTC FOP for AASHTO 310 and WAQTC FOP for AASHTO T 224.

***deleted***

***deleted***

SECTION 301

AGGREGATE BASE AND SURFACE COURSE

## Special Provisions

301-2.01 MATERIALS.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements for Grading D-1. (10/01/91)R116

Add the following after the first paragraph:  The Contractor shall use recycled asphalt material (RAM) for aggregate base course, millimeter for millimeter meeting the following

conditions:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 37.5 mm sieve and 95-100 percent by weight passing the 25 mm sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| # Sieve | Percent Passing by Weight |
| --- | --- |
| 25 mm | 100 |
| 19 mm | 70-100 |
| 9.5 mm | 42-90 |
| 4.75 mm | 28-78 |
| 1.18 mm | 11-54 |
| 0.300 mm | 5-34 |
| 0.150 mm | 3-22 |
| 0.075 mm | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAM.  (02/28/01)R176M98

301-3.01 PLACING.  Add the following:  Base course material used for the sidewalk and pathway foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface.  (09/01/89)R26

301-3.03 SHAPING AND COMPACTION. Add the following: If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern. The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 178,000 Newtons.

The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip. Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed. Tires shall be inflated to 550 kPa (±34 kPa), and the roller shall have a minimum operating weight per tire of 1360 kg.

301-5.01 BASIS OF PAYMENT. Add the following: If recycled asphalt material is substituted for aggregate base course, it will be paid for as Item 301(1), Aggregate Base Course at the unit price shown on the bid schedule for that item.

(2/28/01)R176M98

# Replace Section 401 with the following:

# SECTION 401

ASPHALT CONCRETE PAVEMENT

## 401-1.01 DESCRIPTION.   Construct one or more layers of plant-mixed hot asphalt concrete pavement on an approved surface, to the lines, grades, and depths shown on the Plans.

MATERIALS

401-2.01 Composition Of Mixture - Job Mix Design. Meet the requirements of Table 401-1 for the Job Mix Design performed according to ATM 417.

TABLE 401-1

ASPHALT CONCRETE MIX DESIGN REQUIREMENTS

| DESIGN PARAMETERS | CLASS “A” | CLASS “B” |
| --- | --- | --- |
| Stability, N | 8000 min. | 5340 min. |
| Flow, 0.25 | 8-14 | 8-16 |
| Compaction, number of blows each side of test specimen | 75 | 50 |
| Percent Voids Filled with Asphalt (VFA) | 65-75 | 65-78 |
| Asphalt Content, min. % | 5.0 | 5.0 |
| Dust-asphalt ratio* | 0.6-1.4 | 0.6-1.4 |
| Voids in the Mineral Aggregate (VMA), min. |  |  |
| Type I | 12.0 | 11.0 |
| Type II | 13.0 | 12.0 |
| Type III, IV | 14.0 | 13.0 |

*Dust-asphalt ratio is the percent of material passing the 0.075 mm sieve divided by the percent of effective asphalt (calculated by weight of mix).

The approved Job Mix Design will specify the target values for gradation, the target value for asphalt cement content, the Maximum Specific Gravity (MSG) of the mix, the additives, and the allowable mixing temperature range.

Target values for gradation in the Job Mix Design must be within the broad band limits shown in Table 703-3, for the type of asphalt concrete pavement specified but asphalt concrete mixture will have the full tolerances in Table 401-2 applied for evaluation according to subsection 401-4.03 except the tolerances for the largest sieve specified will be plus 0 percent and minus 1 percent, and the 0.075 mm sieve is limited by the broad band limits.

Do not produce asphalt concrete mixture for payment until the Engineer approves the Job Mix Design.  Do not mix asphalt concrete mixtures produced from different plants.

Us Asphalt Concrete Type II, Class B, minimum, for temporary pavement.

Submit the following to the Engineer at least 15 days before the production of asphalt concrete mixture:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process quality control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-3 for each type of asphalt concrete pavement specified in the Contract.

2.	Representative samples of each aggregate (coarse and/or intermediate, fine, and natural blend material) in the proportions required for the proposed mix design.  Furnish a total of 250 kg. of material.

3.	Five separate 3.8 liter samples of asphalt cement proposed for use in the mixture.  Include name of product, manufacturer, test results of the applicable quality requirements of subsection 702-2.01, manufacturer’s certificate of compliance according to subsection 106-1.05, a temperature viscosity curve for the asphalt cement or manufacturer’s recommended mixing and compaction temperatures, and current Material Safety Data Sheet.

- One sample, of at least 235 ml, of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer’s data sheet, and current Material Safety Data Sheet.

The Engineer will then evaluate the material and the proposed gradation using ATM 417 and the requirements of Table 401-1 for the appropriate type and class of asphalt concrete pavement specified an establish the approved Job Mix Design which will become a part of the Contract.

The Engineer will assess a fee of $2,500 under item 401(6) Asphalt Price Adjustment, for each mix design subsequent to the approved Job Mix Design for each Type and Class of Asphalt concrete Pavement specified.

No payment for asphalt concrete pavement for which a new Job Mix Design is required, will be made until the new Jo Mix Design is approved.  Approved changes apply only to asphalt concrete mixture produced after the submittal of the changes.

Changes.  Failure to achieve results conforming to Table 401-1 or changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio, will require a new Job Mix Design.  Submit changes and new samples in the same manner as the original submittal.

401-2.02 AGGREGATES. Conform to subsection 703-2.04.

Use a minimum of 3 stockpiles for crushed asphalt concrete aggregate (coarse, intermediate, and fine).  Place blend material in a separate pile.

401-2.03 ASPHALT CEMENT.  Provide the grade of asphalt cement specified in the Contract meeting the applicable requirements of Section 702.  If not specified, use PG 52-28.

Provide test reports for each batch of asphalt cement showing conformance to the specifications in Section 702 before deliver to the project.  Storage tanks used for the batch shall be noted on the test report.  Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project.  A printed weight ticket of anti-strip shall be included with the asphalt cement delivery ticket.  The location where anti-strip is added may be changed with the approval of the Engineer.

Furnish the following documents at deliver:

1.	Manufacturer’s certificate of compliance (106-1.05).

2.	Conformance test reports for the batch (Section 702).

- Batch number and storage tanks used.

- Date and time of load out for deliver.

- Type, grade, temperature, and quantity of asphalt cement loaded.

- Type and percent of anti-strip added.

401-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM 414 and included in the approved Job Mix Design.  At least 70 percent of the aggregate must remain coated when tested according to ATM 414.

401-2.05 PROCESS QUALITY CONTROL.   Sample and test materials for quality control of the asphalt concrete mixture according to subsection 106-1.03.  Provide copies of these test results to the Engineer within 24 hours.

Failure to perform quality control forfeits the Contractor’s right to retest under subsection 401-4.02.

Submit a paving and plant control plan at the prepaving meeting to be held a minimum of 5 working days before initiating paving operations.  Address the sequence of operations and joint construction.  Outline steps to assure product consistency, to minimize segregation, and to prevent premature cooling of the asphalt concrete mixture.  Include a proposed quality control testing frequency for gradation, asphalt cement content, and compaction.

CONSTRUCTION REQUIREMENTS

401-3.01 WEATHER LIMITATIONS.  Do not place the asphalt concrete mixture on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or compaction of the mix.  Do not place asphalt concrete mixture unless the roadway surface temperature is 5 derees Celsius or warmer.

401-3.02 EQUIPMENT, GENERAL.  Use equipment in good working order and free of asphalt concrete mixture buildup.  Make equipment available for  inspection and demonstration of operation a minimum of 24 hours before placement of asphalt concrete mixture.

401-3.03 ASPHALT MIXING PLANT.  Meet AASHTO M 156.  Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the calibration data to the Engineer at least 4 hours before asphalt concrete mixture production.

Provide a scalping screen at the asphalt plant to prevent oversize material or debris from being incorporated into the asphalt concrete mixture.

Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3 way valve) for sampling asphalt cement.

401-3.04 HAULING EQUIPMENT.  Haul asphalt mixtures in trucks with tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, lime water solution, or an approved manufactured asphalt release agent.  Do not use petroleum fuel as an asphalt release agent.

Cover the asphalt concrete mixture in the hauling vehicle, when directed.

401-3.05 ASPHALT PAVERS.   Use self propelled pavers equipped with a heated vibratory screed.  Control grade and cross slope with automatic grade and slope control devices.  Use a 9 meter minimum ski, or other approved grade follower, to automatically actuate the paver screed control system.  Use grade control on either (a) both the high and low sides or (b) grade control on the high side and slope control on the low side.

Use a screed assembly that produces a finished surface of the required smoothness, thickness, and texture without tearing, shoving, or displacing the asphalt concrete mixture.  Heat and vibrate screed extensions.  Place auger extensions within 0.45 meters of the screed extensions or according to written manufacturer’s recommendations.

Equip the paver with a means of preventing the segregation of the coarse aggregate particles from the remainder of the bituminous plant mix when that mix is carried from the paver hopper back to the paver augers.  The means and methods used shall be approved by the paver manufacturer and may consist of chain curtains, deflector plates, or other such devices and any combination of these.

The following specific requirements apply to the identified bituminous pavers:

Blaw-Knox bituminous pavers shall be equipped with the Blaw-Knox Materials Management Kit (MMK).

Cedarapids bituminous pavers must have been manufactured in 1989 or later.

Caterpillar bituminous pavers shall be equipped with deflector plates as identified in the December 2000 Service Magazine – entitled:  New Asphalt Deflector Kit {6630,6631, 6640}.

The Contractor shall supply a Certificate of Compliance that verifies the required means and methods used to prevent bituminous paver segregation have been implemented.

The Engineer shall approve all means and methods used to prevent bituminous paver segregation before the bituminous paver is used to place bituminous plant mix on the project.

The use of a “Layton Box” or equivalent towed paver is allowed on bike paths, sidewalks, and driveways.

401-3.06 ROLLERS.  Use both steel wheel (static or vibratory) and pneumatic tire rollers.  Operate rollers according to manufacturer’s instructions.  Avoid crushing or fracturing of aggregate.  Use rollers designed to compact hot asphalt concrete mixtures and reverse without backlash.

Use fully skirted pneumatic tire rollers with a minimum operating weight of 1400 kg per tire.

401-3.07 PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces conforming tot the Plans and Specifications.  Clean out loose material full depth from cracks in existing asphalt wider than 25 mm, then fill using asphalt concrete and tamp in place.  Clean, wash, and sweep existing paved surfaces of loose material.  Existing surface must be approved by the Engineer before applying tack coat.

Before placing the asphalt concrete mixture, uniformly coat contact surfaces of curbing, gutters, saw cut pavement, cold joints, manholes and other structures with tack coat material meeting Section 402.

Allow prime coat to cure and emulsion tack coat t break before placement of asphalt concrete mixture on these surfaces.

401-3.08 PREPARATION OF ASPAHLT.    Provide a continuous supply of asphalt cement to the asphalt mixing plant at a uniform temperature, within the allowable mixing temperature range.

401-3.09 PREPARATION OF AGGREAGTES.  Dry the aggregate so the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, does not exceed 0.5 percent (by total weight of mix), ad determined by WAQTC TM 6.

Heat the aggregate for the asphalt concrete mixture to a temperature specified in the mix design.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  Asphalt concrete mixture containing soot or fuel is considered unacceptable according to subsection 105-1.11.

401-3.10 MIXING.  Combine the aggregate, asphalt cement, and additives  in the mixer in the amounts required by the Job Mix Design.  Mix to obtain 98 percent coated particles when tested according to AASHTO T 195.

F or batch plants, put the dry aggregate in motion before addition of asphalt cement.

Mix the asphalt concrete mixture within the temperature range determined by the Job Mix Design.

401-3.11 TEMPORARY STORAGE.  Silo type storage binds may be used, provided that the characteristics of the asphalt concrete mixture are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness, or stiffness of the mixture are causes for rejection.

401-3.12 PLACING AND SPREADING.    Place the asphalt concrete mixture upon the approved surface, spread, strike off, and adjust surface irregularities.  Use asphalt pavers to distribute asphalt concrete mixture, including leveling courses.  The maximum compacted lift thickness allowed is 75 mm.

Use hand tools to spread, rake, and lute the asphalt concrete mixture in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.

When the section of roadway being paved is open to traffic, pave adjacent traffic lanes to the same elevation within 24 hours.  Place approved material against the outside pavement edge when the drop off exceeds 50 mm.

When multiple lifts are specified in the Contract, do not place the final lift until all lower lifts throughout that section, as defined by the paving Plan, are placed and accepted.

Do not pave against new Portland concrete curbing until it has cured for at least 72 hours.

Place asphalt concrete mixture over bridge deck membranes according to Section 508 and the manufacturer’s specifications.

401-3.13 COMPACTION.    Thoroughly and uniformly compact the asphalt concrete mixture by rolling.  In areas not accessible to large rollers, compact with mechanical tampers or trench rollers.

During placement of asphalt concrete the Engineer will evaluate the HMA immediately behind the paver for cyclic low density using an infrared camera.  Cyclic low density areas are defined as spots or streaks in the pavement that are less than 89 percent of the reference maximum density.  If there is a temperature differential that exceeds 4 C within the newly placed mat, low density is likely to occur.  The real time thermal images and thermal profile data will become part of the project records shared with the Contractor.  The Contractor shall immediately adjust laydown procedures to correct the problem.  If the Engineer observes four or more areas in any given pay lot where the thermal images indicate cyclic low density is probable, those areas will be cored for determination of density.  These cores will be evaluated under subsection 401-4.06.

The target value for density is 94 percent of the maximum specific gravity (MSG), as determined by WAQTC FOP for AASHTO T 209.  For the first lot of each type of asphalt concrete pavement, the MSG will be determined by the Job Mix Design.  For additional lots, the MSG will be determined by the sample from the first sublot of each lot.

Acceptance testing for density will be performed according to WAQTC FOP for AASHTO T 166/ T 275 using a 150 mm diameter core.  (Acceptance testing for density of leveling course or temporary pavement is not required.)

Do not leave rollers or other equipment standing on pavement that has not cooled sufficiently to prevent indentation.

401-3.14 JOINTS.  Minimize the number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.

Remove to full depth improperly formed joints resulting in surface irregularities.  Replace with new asphalt concrete mixture, and thoroughly compact.

Precut pavement removal to a neat line with a power saw or by other approved method.

Form transverse joist by saw cutting back on the previous run to expose the full depth of the course or use a removable bulkhead.  Skew transverse joints between 15-25 degrees.

Offset the longitudinal joints in one layer from the joint in the layer immediately below by a least 150 mm.  Align the joints of the top layer at the centerline or lane lines.  Where preformed marking tape striping is required, offset the longitudinal joint in the top layer not more than 150 mm form the edge of the stripe.

Seal the vertical edge of longitudinal joints with Crafco 34524 Joint adhesive or approved equal before paving against it.  Apply a 3 m thick band of joint adhesive over the surface according to manufacturer’s recommendations.

For the top layer of asphalt concrete pavement, the minimum specification limit for longitudinal joint density is 91 percent of the MSG of the panel completing the joint.  Cut one 150 mm diameter core centered on the longitudinal joint at each location the panel completing the joint is cored for acceptance density testing.  Density will be determined according to WAQTC FOP for AASHTO T 166/T 275.

Seal the pavement surface 300 mm on each side of the longitudinal joints while the pavement is clean, free of moisture, and before traffic marking with GSB-78 (from Asphalt Systems), or approved equal.

401-3.15 SURFACE TOLERANCE.  The Engineer will test the finished surface after final rolling at selected locations using a 4.3 meter straightedge.  Correct variations from the testing edge, between any two contacts of more than 5 mm.

The Engineer will measure the surface smoothness of the top layer of asphalt concrete pavement in the driving lanes with an inertial profiler before final acceptance of the project.  Remove and replace, or grind smooth any area of final pavement surface that has a smoothness Profile Index PrI) greater than 230 mm/km in a 160 meter segment.  PrI will be calculated using a 3.1 mm/km blanking band.  The costs associated with meeting surface tolerances are subsidiary to the Asphalt Concrete pay item.

After completion of corrective work, the Engineer will measure the pavement surface in the driving lanes a second time for a smoothness price adjustment.  No measurements will be taken in turn lanes, lane transitions, or within 8 meters of manholes, or existing pavement.

Smoothness will be measured in both wheel paths of each lane and reported as profilograph results (PrI) filtered with a 5 mm blanking band.  Report PrI as a job average for the measured lanes, calculated to the nearest 2.5 mm.

401-3.16 PATCHING DEFECTIVE AREAS.  Remove asphalt concrete mixture that becomes contaminated with foreign material, is segregated, or is in any way determined to be defective.  Do not skin patch.  Remove defective materials for the full thickness of the course.  Cut the pavement so the edges are vertical, the sides are parallel to the direction of traffic, and the ends are skewed between 15-25 degrees.  Coat edges with a tack coat meeting Section 402 and allow to cure.

Place and compact fresh asphalt concrete mixture according to subsection 401-3.13 to grade and smoothness requirements.

Cost associated with patching defective areas are subsidiary to Asphalt Concrete pay item.

401-4.01 METHOD OF MEASUREMENT.  Section 109 and the following:

Asphalt Concrete.  By weighing.  No deduction will be made for the weight of asphalt cement or anti-stripping additive, or by the area of final pavement surface.

Asphalt Price Adjustment.   Calculate by quality level analysis under subsection 401-4.03.

Asphalt Cement.  By the megagram, as follows.  Method 1 will be used for determining asphalt quantity unless otherwise directed in writing.  The procedure initially used will be the one used for the duration of the project.  No payment will be made for any asphalt cement more than 0.4 percent above the optimum asphalt content specified in the Job Mix Design.

1.	Percent of asphalt cement for each sublot multiplied by the total weight represented by that sublot.  Percent of asphalt cement will be determined by ATM 405 or WAQTC FOP for AAHSTO T 308.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.  If no acceptance testing is required, the percent of asphalt cement is the target value for asphalt cement in the Job Mix Design.

2.	Supplier’s invoices minus waste, diversion, and remnant.  This procedure may be used on projects where deliveries are made in tankers and the asphalt plant is producing asphalt concrete mixture for one project only.

The Engineer may direct,  at any time, that tankers be weighed in the Engineer’s presence before and after unloading.  If the weight determined at the project varies more than 1 percent from the invoice amount, payment will be based on the weight determined at the project.

Any remnant or diversion will be calculated based on tank stickings or weighing the remaining asphalt cement.  The Engineer will determine the method.  The weight of asphalt cement in waste asphalt concrete mixture will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Temporary Pavement.  Will not be measured for payment.

Longitudinal Joint Adhesive and Sealing.   By the meter of longitudinal joint.

401-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of each type of asphalt concrete mixture produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 4500 Mg.  The lot will be divided into sublots of 450 Mg, each randomly sampled and tested for asphalt cement content, density, and gradation according to this subsection. If the project has more than one lot, and less than eight additional sublots have been sampled at the time a lot is terminated, either due to completion of paving operations or the end of the construction season (winter shutdown), the material in the shortened lot will be included as part of the prior lot.  The price adjustment computed, according to subsection 401-4.03, for the prior lot will include the samples form the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1350 Mg and 4499 Mg, the contract quantity will be considered one lot.  The lot will be divided into sublots of 450 Mg and randomly sampled for asphalt cement content, density, and gradation according to this subsection.  Hot mix asphalt quantities of less than 270 Mg remaining after dividing the lot into sublots will be included in the last sublot.  Hot mix asphalt quantities of 270 Mg or greater will be treated as an individual sublot.  The lot will be evaluated for price adjustment according to subsection 401-4.03.

For contract quantity of less than 1350 Mg (and for temporary pavement), asphalt concrete pavement will be accepted or payment based on the Engineer’s approval of a Job Mix Design (JMD)

and the placement and compaction of the asphalt concrete pavement to the specified depth and finished surface requirements and tolerances.  Remove and replace any hot mix asphalt that does not conform to the approved JMD.

Any area of finished surfacing that is visibly segregated or fails to meet surface tolerance requirements is considered unacceptable according to subsection 105-1.11.

1.	Asphalt Cement.  Samples for the determination of asphalt cement content will be taken from either the windrow in front of the paver, or at the end of the auger, or behind the screed before initial compaction.  Two separate samples will be taken one for acceptance testing and one held in reserve for retesting if applicable.  At the discretion of the Engineer, asphalt cement content will be determined according to ATM 405 or WAQTC FOP for AASHTO T 308.

2.	Asphalt Cement Quality.  The Contractor shall sample asphalt cement from the asphalt cement supply line when requested, witnessed by the Engineer’s representative.  After purging residual asphalt cement, take three 1 liter samples into wide mouth 1 liter metal containers.  Asphalt cement will be sampled for acceptance testing according to t WAQTC FOP for AASHTO T 40 and tested for conformance to the specifications in Section 702.  Three separate samples will be taken, one for acceptance testing, one for Contractor retesting, and one held in reserve for referee testing.

3.	Aggregate Gradation.

a.	Drum Mix Plant.  Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a diverter device, from the stopped conveyor belt or from the same location as samples for the determination of asphalt cement content.  Two separate samples will be taken, one for acceptance testing and one held in reserve if applicable.  The aggregate gradation for samples from the conveyor system will be determined according with WAQTC FOP for AASHTO T 30 form the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.  Locate diverter devices for obtaining aggregate samples from drum mix plants on the conveyor system delivering combined aggregates into the drum.  Divert aggregate from the full width of the conveyor system and maintain the diverter device to provide a representative sample of aggregate incorporated into the asphalt concrete mixture.

b.	Batch Plants.  Samples taken for determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  Dry batched aggregate gradation will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, the aggregate gradation will be determined according  to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AAHSTO T 308) has burned off the asphalt cement.

4.	Density.  Cut full depth core samples from the finished asphalt concrete pavement within 24 hours after final rolling.  Neatly cut one 150 mm diameter core sample with a core drill from each sublot at the randomly selected location marked by the Engineer.  Use a core extractor to prevent damage to the core.  The engineer will determine the density of the core samples according to WAQTC FOP for AASHTO T 166/T 275.  Do not core asphalt concrete pavement on bridge decks.  Backfill and compact voids left by coring with new asphalt concrete mixture within 24 hours.

- Retesting.   A retest of any sample outside the limits specified in Table 401-2 may be requested provided the quality control requirements of subsection 401-2.05 are met.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  The Engineer will mark the sample location for the density retest.  The original test results for gradation, asphalt cement content, or density will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest results gives a higher or lower pay factor.  Only one retest per sample is allowed.  Except for the first lot, gradation or asphalt cement content retesting of the sample from the first sublot of a lot will include retesting for MSG.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.   The following method of price adjustment will be applied to each type of Asphalt Concrete Pavement for which the contract quantity equals or exceeds 1350 Mg, except as specified in subsection 401-4.02

Acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis method as specified in subsection 106-1.03 to determine the total estimated percent of the lot that is within specification limits.  Asphalt cement content results will be reported to the nearest 0.1 percent.

The price adjustment is based on the lower of two pay factors.  The first factor is a composite pay factor for asphalt concrete mixture, which includes gradation and asphalt cement content.  The second factor is for density.

A lot containing asphalt concrete pavement will less than a 1.00 pay factor will be accepted at an adjusted price, provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing asphalt concrete pavement that foils to obtain at least a 0.75 pay factor will be considered unacceptable and rejected under subsection 105-1.11.

The Engineer will reject asphalt concrete mixture that appears to be defective based on visual inspection.  A minimum of two samples will be collected from the rejected mixture and tested if requested.  If the test results are within specification limits, payment will be made for the mixture.  If any of the test results fail to meet specifications, no payment will be made and the cost of the testing will be subtracted under Item 401(6) Asphalt Price Adjustment.  Costs associated with removal and disposal of the rejected asphalt concrete mixture are subsidiary to the Asphalt Concrete pay item.

Outlier Test.  Before computing the price adjustment, the validity of the test results will be determined by SP –7 the Standard Practice for Determination of Outlier Test Results.  Outlier test results will not be included in the price adjustment calculations.

If any sieve size on a gradation test or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sublot will not be included in the price adjustment.  The density test result for that sublot will be included in the price adjustment provided it is not an outlier.

Quality Level Analysis.  Pay factors are computed as follows:

1.	Outliers (determined by SP-7), and any test results on material not incorporated into the work, are eliminated from the quality level analysis.

The arithmetic mean (x) of the remaining test results is determined:

Where:	= summation of

x = individual test value to xn

n = total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the 0.075-mm sieve.  is rounded to the nearest hundredth for asphalt cement content and the 0.075-mm sieve.

2.	The sample standard deviation(s), after the outliers have been excluded, is computed:

Where:	(x2)	=	sum of the squares of individual test values.

(x)2	=	square of the sum of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the 0.075-mm sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt cement content and the 0.075-mm sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and all sieves except the 0.075-mm.  Use s = 0.020 for asphalt cement content and the 0.075-mm sieve.

3.	The USL and LSL are computed.  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 401-2.  The TV is the specification value specified in the approved Job Mix Design. Specification tolerance limits for the largest sieve specified will be plus 0 and minus 1 for Quality Level Analysis purposes.  The TV for density is 94 percent of the maximum specific gravity (MSG), the LSL is 92 percent of MSG and the USL is 98 percent.

TABLE 401-2

LOWER SPECIFICATION LIMIT (LSL) & UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 19 mm sieve | TV-6.0 | TV+6.0 |
| 12.5 mm sieve | TV-6.0 | TV+6.0 |
| 9.5 mm sieve | TV-6.0 | TV+6.0 |
| 4.75 mm sieve | TV-6.0 | TV+6.0 |
| 2.36 mm sieve | TV-6.0 | TV+6.0 |
| 1.18 mm sieve | TV-5.0 | TV+5.0 |
| 0.60 mm sieve | TV-4.0 | TV+4.0 |
| 0.30 mm sieve | TV-4.0 | TV+4.0 |
| 0.15 mm sieve | TV-3.0 | TV+3.0 |
| 0.075 mm sieve1 | TV-2.0 | TV+2.0 |
| Asphalt % | TV-0.4 | TV+0.4 |
| Density % | 92 | 98 |

Note 1.Tolerances for the 0.075-mm sieve may not exceed the broad band limits in Table 703-3.

4.	The Upper Quality Index (QU) is computed:	 QU

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	The Lower Quality Index (QL) is computed:	 QL

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	PU (percent within the upper specification limit which corresponds to a given QU) is determined.  See Subsection 106-1.03.

7.	PL (percent within the lower specification limit which corresponds to a given QL) is determined.  See Subsection 106-1.03.

8.	The Quality Level (the total percent within specification limits) is determined for aggregate gradation, asphalt cement content, and density.

Quality Level = (PL + PU) - 100

9.	Using the Quality Levels from Step 8, the lot Pay Factor is determined for Density (DPF) and gradation and asphalt cement content pay factors (PF) from Table 106-2.  The maximum pay factor for the largest sieve size specification for gradation is 1.00.

10.	The Composite Pay Factor (CPF) for the lot is determined using the following formula:

[f19 mm (PF19 mm) + f12.5 mm (PF12.5 mm) +....fac (PFac)]

CPF =

f

The CPF is rounded to the nearest hundredth.

Table 401-3 gives the weight factor (f) for each sieve size and asphalt cement content.

TABLE 401-3

WEIGHT FACTORS

| Gradation | Factor “f” |
| --- | --- |
| 19 mm sieve | 4 |
| 12.5 mm sieve | 5 |
| 9.5 mm sieve | 5 |
| 4.75 mm sieve | 4 |
| 2.36 mm sieve | 4 |
| 1.18 mm sieve | 4 |
| 0.60 mm sieve | 5 |
| 0.30 mm sieve | 5 |
| 0.15 mm sieve | 4 |
| 0.075 mm sieve | 20 |
| Asphalt % | 40 |

The price adjustment will be based on either the CPF or DPF, whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* - 1.00] x (Megagram in lot) x (PAB)

* CPF or DPF, whichever is lower.

PAB = Price Adjustment Base  = $48 per Megagram.

401-4.04 EVALUATION OF ASPHALT CEMENT.  Asphalt cement will be randomly sampled and tested every 200 Mg and evaluated for price adjustment.  If the last sample increment is 100 Mg or less, that quantity of asphalt cement will be added to the quantity represented by the previous sample and the total quantity will be evaluated for price adjustment.  If the last sample increment is greater than 100 Mg, it will be sampled, tested and evaluated separately.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.

TABLE 401-4

ASPHALT CEMENT PAY REDUCTION FACTORS

(Use the single, highest pay reduction factor)

|  | #### Spec | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 0 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.1 | 0.25 | Reject or Engr Eval |
| ##### Tests On Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | <3 Pa-s | <3 |  | >3 |  |  |  |  |  |  |
| Dynamic Shear | >1.00 kPa | >1.00 |  | 0.99-0.88 |  |  |  | 0.87-0.71 | 0.70-0.50 | <0.50 |
| Toughness | >12.4 N m | >10.6 | 10.2-10.5 | 9.6-10.4 | 9.0-9.5 | 8.5-9.0 | 7.9-8.5 |  |  | <7.9 |
| Tenacity | >8.5 N m | >7.2 | 6.9-7.1 | 6.5-6.8 | 6.2-6.5 | 5.9-6.1 | 5.4-5.8 |  |  | <5.4 |
| ##### Tests On RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | <1.00 % | <1.00 |  | 1.001-1.092 |  |  |  | 1.093-1.184 | 1.185-1.276 | >1.076 |
| Dynamic Shear | >2.20 kPa | >2.20 |  | 2.199-1.816 |  |  |  | 1.815-1.432 | 1.431-1.048 | <1.048 |
| ##### Test On PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | <5000 kPa | <5000 |  | 5001-5289 |  |  |  | 5290-5578 | 5579-5867 | >5867 |
| Creep Stiffness, S | <300 MPa | <300 |  | 301-338 |  |  |  | 339-388 | 389-450 | >450 |
| Creep Stiffness, m-value | >0.300 | >0.300 |  | 0.299-0.287 |  |  |  | 0.286-0.274 | 0.273-0.261 | <0.261 |
| Direct Tension | >1.0 % | >1.0 |  | 0.99-0.86 |  |  |  | 0.85-0.71 | 0.70-0.56 | <0.56 |

# Asphalt Cement Price Adjustment for each sample = 5 x PAB x Qty x PRF

PAB = Price Adjustment Base

Qty = quantity of asphalt cement represented by asphalt cement sample

PRF = Pay Reduction Factor from Table 401-4

Asphalt Cement Appeal Procedure.  Once notified of a failing asphalt cement sample, the Contractor has 21 days to issue a written appeal of the test results.  The appeal must be accompanied by of the Contactor’s quality control test results and test results of a sample tested by an AASHTO accredited asphalt laboratory (accredited in the test procedure in question).  The Engineer will review these test results and using ASTM D3244 determine a test value upon which to base a price reduction.

If the Contractor challenges this value, then the referee sample held by the Engineer will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  This test result will be incorporated into the ASTM D3244 procedure to determine a test value upon which to base a price reduction.  If this final value incurs a price adjustment, the Contractor under Item 401(6), Asphalt Price Adjustment, shall pay the cost of testing the referee sample.

The total asphalt cement price adjustment is the sum of the individual sample price adjustments and will be subtracted under Item 401(6), Asphalt Price Adjustment.

401-4.05 EVALUATION OF PAVEMENT FOR SMOOTHNESS.  The top layer of asphalt concrete pavement will be measured in accordance with Subsection 401-3.15 and evaluated for a smoothness price adjustment.  The Engineer will calculate the smoothness price adjustment as follows:

Smoothness Price Adjustment = PAB x PQ x SF

PAB = Price Adjustment Base (Subsection 401-4.03)

PQ = Final quantity of Asphalt Concrete Mixture, Megagrams

PrI = Final measured pavement smoothness, millimeters/kilometer

SF = Smoothness Factor

If PQ is less than 1350 megagrams, 	SF = 0

If PQ is 1350 to 4500 megagrams,   	SF = 0.1167 - 0.0011 (PrI)

If PQ is 4500+ megagrams,		SF = 0.0584 – 0.00053 (PrI)

The smoothness price adjustment will be applied under Item 401(6), Asphalt Price Adjustment.

401-4.06 EVALUATION OF JOINTS FOR ACCEPTANCE.  Longitudinal joint density price adjustments apply when asphalt concrete mixture quantities are equal to or greater than 1350 Mg.  An price adjustment will be based on the average of all the joint densities on a project and determined as follows:

1.	If project average joint density is less than 91% MSG, apply the following disincentive:

Deduct = ($3.00 per linear meter) x (linear meters of paved joint for e entire project) x (91 % – Project Average Joint Density %) x 100    (Note: convert % to decimals in this equation)

2.	If project average joint density is greater than 91% MSG apply the following incentive:

Add =($3.00 per linear meter) x (lineal meters of paved joint for the entire project) x (Project Average Joint Density % - 91 %) x 100    (Note: convert % to decimals in this equation)

The longitudinal joint price adjustment will be included in Item 401(6), Asphalt Price Adjustment.

401-5.01 BASIS OF PAYMENT.  The accepted quantity will be paid for at the adjusted contract unit price for the pay item listed below, complete in place.

The Asphalt Price Adjustment will be the sum of the price adjustments for each lot and for fees accrued for failure to cut cores and/or backfill voids left by sampling in the allotted time as outlined in subsection 401-4.02.

Separate payment will not be made for asphalt cement or anti-strip additives for Item 401(3), Temporary Pavement, or asphalt concrete for leveling course.

Asphalt cement, anti-stripping additives, tack coat, temporary pavement, and crack sealing are subsidiary to the asphalt concrete pavement unless specified as pay items.

Price adjustments will not apply to:

1.	Asphalt Concrete Mixture for leveling course

2.	Temporary Pavement

Payment for furnishing and installing joint adhesive and sealing the pavement adjacent to the joints will be paid as Item 401(9), Longitudinal Joint Adhesive and Sealing.

Failure to cut core samples within the specified period will result in a deduction of $100 per sample per day.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100 per hole per day.  The accrued amount will be subtracted under Item 401(6) Asphalt Price Adjustment

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1B)	Asphalt Concrete, Type II; Class B	Megagram

401(2)	Asphalt Cement, Grade PG 52-28	Megagram

***deleted**

401(6)	Asphalt Price Adjustment	Contingent Sum

401(9)	Longitudinal Joint Adhesive and Sealing	Meter

SECTION 501

STRUCTURAL CONCRETE

# Special Provisions

501-3.01 PROPORTIONING.  Under 1.  Determining Proportions and Batch Weights., delete the first sentence and substitute the following:  Submit a mix design developed according to ACI 211 and ACI 301, Section 4 to the Engineer for approval.  (07/06/99)R37M98

SECTION 603

CULVERTS AND STORM DRAINS

# Special Provisions

603-1.01 DESCRIPTION.  Add the following:  This work shall also consist of installing culvert marker posts.  (08/27/03)R42M

603-2.01 MATERIALS.  Delete the second paragraph and substitute the following:  When Item 603(17-), Pipe, is listed in the bid schedule, furnish either Corrugated Steel Pipe (CSP) or Reinforced Concrete Pipe.  Corrugated Polyethylene Pipe is not allowed.  End Sections for Metal Pipe must be of the same material as the pipe.

Standard Modification

603-2.01 MATERIALS.  In the fourth paragraph, delete the last sentence.  (02/08/01)M95

# Special Provisions

603-2.01 MATERIALS.  Add the following:  Culvert marker posts shall meet the requirements of subsection 730-2.05 Flexible Delineator Posts.  The color shall be blue with no other markings.  The 65 mm by 1800 mm post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 230 mm.  (08/27/03)R42M Furnish and install neoprene gasket the width of the band that resists infiltration and leakage.

603-3.01 GENERAL. Add the following:  Before beginning excavation work within the project limits, the Contractor shall submit to the Engineer for review and acceptance, a detailed plan for the installation of the new storm drain pipe and ditch system for the handling of runoff and storm water during construction, and how the new storm drain facilities and ditches will be utilized to handle storm water as staged with other work.  The plan shall be of sufficient detail to clearly indicate the proposed work sequence, schedules, and erosion/pollution control items.

Standard Modification

603-3.03 JOINING PIPE.

2.	Metal Pipe.  Replace the second sentence with the following:  “Use bands that are no more than two nominal sheet thicknesses lighter than the pipe being joined, and in no case lighter than 1.3 mm.”  (02/08/01)M95

Special Provisions

Add the following subsection:

603-3.06 CULVERT MARKER POSTS.  Culvert marker posts shall be installed on the approach side of storm drain outfalls 750 mm and smaller, field inlets not in paved parking lots, end sections to cross culverts, or as directed by the Engineer. 1070 mm of post shall remain above the ground after driving.  (08/27/03)R42M

603-4.01 METHOD OF MEASUREMENT.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01 BASIS OF PAYMENT.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items.  (08/27/03)R42M

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01 DESCRIPTION.  Add the following:  This work also consists of providing and installing a Petroleum Separator.

604-2.01 MATERIALS.  Add the following:

Oil/Grit Separator:  Provide an oil/grit separator unit from one of the following manufacturers or approved equal meeting the minimum specification:

Vortechnics			Aquashield, Inc.		Stormwater Management, Inc.

200 Enterprise Drive		2733 Kanasita Drive		10891 James Way Drive SE

Scarborough, ME 04074	Hixson, TN 37343		Aumsville, OR 97325

(877) 907-8676		(423) 870-8888		(800) 548-4667

Minimum Specification:  A structure or pair of structures in parallel or series, which together as a unit treat a minimum of 0.05 cubic meters per second (m3/s).  The water flowing out of the oil/grit separator unit shall meet the water quality standards of 18 AAC 70.020(5)(A)(iii).

Submit shop drawings for proposed oil/grit structure(s) to the Engineer for approval before ordering.

Curb Inlets:  Provide R-3246-CL inlet grates manufactured by Neenah Foundry Company or approved equal.  The approved equal shall meet the following criteria:

Minimum loading capacity:	H20

Minimum captured flow capacity:	0.04 m3/s at a longitudinal grade of 5%

Grate style:	Bicycle friendly*

*Bicycle friendly is defined as:

- The style of grate employed should allow bicycle travel from accessible directions.  Grates located in open areas, or adjacent to driveways, or in other locations where they are not adjacent to barrier curbs, require special attention in this regard.

- If slotted grates or vane-type grates are considered, they should have sufficiently narrow openings, and/or should have appropriately spaced transverse (cross) bars, to ensure that any foreseeable width and diameter of bicycle tire cannot drop down into openings to an unsafe extent.

- Gutter slopes should not be substantially swaled into the curb so as to create a disturbance in the roadway that might affect the ability of bicycles or other traffic to traverse them.

Field inlets:  Use “beehive” type inlet covers for field inlets.

604-3.01 CONSTRUCTION REQUIREMENTS.  Add the following after the third sentence:  A proposed access manhole that falls within a concrete sidewalk or asphalt pathway must have a lid with a rough cobbled grit surface, or be specifically designed to hold a minimum of 25 mm concrete or asphalt, as applicable.

Under the heading “Reconstruct existing manhole by using one or more of the following methods,” add the following:

6.	Remove and dispose of the existing reducing slab and adjustment rings and install a new cover slab (reducing slab without an access hole).  Notify the Engineer a minimum of five (5) days before removing the frame and grate.  The Engineer will notify ADOT&PF M&O (262-2199) and have an M&O representative physically identify frames and grates to be salvaged.  Deliver frames and grates designated to be salvaged to the ADOT&PF M&O yard located at 46445 Sterling Highway.   frames and grates not designated for salvage by ADOT&PF M&O shall become the Contractor’s property.

When installing new pipe in an existing manhole, cleanly cut a hole by approved means at the invert elevation given on the plans and 50 mm larger than the outside diameter of the new pipe.  Then, grout joint with non-shrinking cement mortar.

Curb inlet structures shall have a 75 mm formed hole approximately 0.6 m below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation.  Keep the openings functional.  This may require temporary dikes, RMC extensions, etc., as necessary.  Fill these holes with grout upon final paving.

Cast standard drainage structure steps or threaded dowels to receive steps during structure pour or install them before concrete hardens.

(09/11/03)R43M98

Install Item 604(14) according to the manufacturer’s instructions.  Adjust the inverts of the petroleum separator as necessary to accommodate the selected model while maintaining the minimum amount of cover.

604-4.01 METHOD OF MEASUREMENT.  Add the following:  Frames, grates, and lids will not be measured for payment.  An oil/grit separator unit may consist of one or two structures, as needed, to treat the water as specified.

604-5.01 BASIS OF PAYMENT.  Add the following:  Frames, grates, and lids are subsidiary to the drainage structure.  (09/11/03)R43M98

Delete Item 604(1) Storm Sewer Manhole

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

604(1A)  	Storm Drain Manhole, Type I 	Each

604(1B)  	Storm Drain Manhole, Type II 	Each

604(1C)  	Storm Drain Manhole, Type III 	Each

604(14)  	Oil/Grit Separator Unit 	Each

SECTION 608

SIDEWALKS

Standard Modification

608-3.03 SIDEWALK RAMPS.  Delete heading and subsection in its entirety and replace with the following:

608-3.03 CURB RAMPS.  Construct curb ramps according to the details and the locations shown on the Plans.  Follow the construction requirements of subsection 608-3.01.  Give the exposed concrete surface a course broom finish.  Install detectable warnings.

Add new subsection:

608-3.04 DETECTABLE WARNINGS.  Construct detectable warnings according to the details and the locations shown on the Plans.  Install cast in place tactile tiles integral with new construction.  Install surface-applied tactile tile panels or molded-in-place epoxy systems when retro-fitting existing cured concrete ramps.  Install tile so there are no vertical changes in grade exceeding 6 mm or horizontal gaps exceeding 12 mm.  Align pattern on a square grid in the predominant direction of travel.  Detectable warnings are made of composite materials, safety yellow color, slip resistant, with truncated dome pattern.

Detectable warnings shall be manufactured and installed according to Americans with Disabilities Act Accessible Guideline.

608-4.01 METHOD OF MEASUREMENT.  Delete entire subsection and replace with the following:  Measure according to Section 109 and as follows:

Concrete Sidewalk.  By the square meter of finished surface, including curb ramps.

Asphalt Sidewalk.  By the megagram of asphalt mixture placed or by the square meter of finished surface, including curb ramps.

Bed Course Material.  By the megagram according to subsection 109-1.02, or by the cubic meter measured in final position.

Curb Ramp.  By each installation, complete in place, including detectable warnings, ramp runs, flares, and landings necessary to provide a single street-level access.

608-5.01 BASIS OF PAYMENT.  Replace Item:  “608(6) Sidewalk Ramp” with 608(6) Curb Ramp.  (03/28/03)M102

SECTION 609

CURBING

# Special Provisions

609-3.02 CAST-IN-PLACE CONCRETE CURBING.  Add the following to the fifth paragraph: Concrete placed by the extrusion or slip-form process shall have a slump of less than 50 mm. (02/01/00)R202M98

609-3.05 CURB RAMPS.  Delete this subsection in its entirety.

609-4.01 METHOD OF MEASUREMENT.  Delete the second paragraph.

Curb, Valley Gutter, and Curb and Gutter.  By meter along the front face of the curb at the finished grade elevation, or along the flow line for Valley Gutter.  No deduction in length will be made for drainage structures installed in the curb or gutter.

609-5.01 BASIS OF PAYMENT.  Delete pay Item 609(3), Curb Ramp.  (06/11/02)R256M98

SECTION 615

STANDARD SIGNS

## Special Provisions

615-2.01 MATERIALS.  Under item 1. delete the first sentence and substitute the following:  Unless Shop Drawings have been provided in the Contract, submit signs requiring the use of the Alaska Sign Design Specifications (ASDS), the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual, letter width and spacing charts for approval before fabrication.

615-3.01 CONSTRUCTION REQUIREMENTS.  Delete item 7 and substitute the following:

- Notify the Engineer five (5) days before beginning sign salvage activities.  At that time, the Engineer will physically identify those signs to be salvaged.  For each sign so designated, disconnect sign post from panel.  The panels shall then be grouped together in a manner to preclude damage.  Posts shall also be grouped together as with hardware in a workmanlike manner.  Deliver sign panels, posts and hardware to the State Maintenance Yard located in Homer.  Do not deliver salvaged materials until they have been inspected and approved by the Engineer.  Replace panels, posts, and hardware damaged during salvaging or delivery with new panels, posts and hardware at no additional cost to the Department.

Remove and dispose of project signs and/or parts designated for removal and not selected for salvage.

Dispose of foundations from salvaged existing signs in a manner approved of by the Engineer (remove and dispose, abandoned in place, or otherwise dispose of).  If they are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than 300-millimeters below roadway subgrade or unimproved ground, whichever applies.  Signs and posts at a single installation shall be considered as one unit.

615-3.02 SIGN PLACEMENT AND INSTALLATION.  Add the following:  Do not remove existing signs without authorization from the Engineer.  (05/16/01)R50M98

Standard Modification

615-4.01 METHOD OF MEASUREMENT.  Under “Standard Signs and Object Markers.” in delete the fourth sentence and replace with:  “Signs will be measured as rectangles.”

Special Provisions

615-4.01 METHOD OF MEASUREMENT.  Add the following to the second paragraph:  Concrete used for sign bases is considered subsidiary to other work under this Section.

615-5.01 BASIS OF PAYMENT.  Add the following:  No separate payment for keeping existing signs in service until they are no longer needed, or temporary relocation of existing signs will be made.  This work is subsidiary to Item 615(1), Standard Sign.

No separate payment for removal of existing sign post foundations, or work required to abandon them in place will be made, but shall be subsidiary to Item 615(1), Standard Sign.

No separate payment for salvaging activities detailed in subsection 615-3.01 will be made.  This work will be subsidiary to Item 615(1), Standard Sign.  (05/16/01)R50M98

SECTION 618

SEEDING

# Special Provisions

618-1.01 DESCRIPTION.  Add the following:  Topsoil and seed new or disturbed slopes and other areas directed by the Engineer.  Track the soil and apply seed, mulch, fertilizer, and water. Provide a living ground cover on slopes as soon as possible.

618-2.01 MATERIALS.  Add the following to the list of material specifications:

Mulch	subsection 727-2.01

618-3.01 SOIL PREPARATION.  Add the following:  Apply seed as detailed in subsection 618-3.03 immediately after the shaping of the slopes.  Cover slopes to be seeded with topsoil according to Section 620.  Prepare slopes for seed by “walking” a dozer transversely up and down the slopes, or by grading with a scarifying slope board, as determined by the Engineer.  The resultant indentations shall be perpendicular to the fall of the slope.  Complete slope preparation as soon as topsoil is placed on the slopes.  Rounding the top and bottom of the slopes is acceptable to facilitate tracking and to create a pleasing appearance, but do not disrupt drainage flow lines.

618-3.02 SEEDING SEASONS.  Add the following:  Seeding shall be performed between May 15 and August 15.

618-3.03 APPLICATION.  Add the following:  Apply seed, mulch, and fertilizer as follows per hectare (ha).  Apply seed and mulch in one application if using the hydraulic method.  Apply fertilizer with the hydraulic method.

Fertilizer shall be applied fifteen (15) days after the areas have been seeded and mulched.

| Component | Ingredients | Application Rate (per ha) |
| --- | --- | --- |
| Seed | Alpine Bluegrass (Gruening) Kentucky Bluegrass (Nugget) Red Fescue (Arctared) Annual Ryegrass (Lolium) | 14 kg 15 kg 19.5 kg - kg Total = 49.0 kg |
| Soil Stabilizer Slope ≤ 3:1 Slope >3:1 – 2:1 | Mulch Mulch with tackifier | 2240 kg 2800 kg |
| Fertilizer | 20-20-10 | 586 kg |

Do not remove the required tags from the seed bags.

618-4.01 METHOD OF MEASUREMENT.  Add the following:  The amounts of fertilizer, mulch and water for application used in this work, including required reseeding, are subsidiary to other 618 items.

618-5.01 BASIS OF PAYMENT.  The work described under subsection 618-3.01, Soil Preparation is subsidiary to seeding.

Water required for the hydraulic method of application is subsidiary to seeding.  (03/05/02)R52M98

SECTION 620

TOPSOIL

# Special Provisions

620-2.01 MATERIALS.  Delete this subsection in its entirety and substitute the following:  Topsoil shall conform to the requirements of Section 726.

620-4.01 METHOD OF MEASUREMENT.  Add the following:  Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1), Topsoil.  (09/11/96)R53

SECTION 626

SANITARY SEWER SYSTEM

Special Provisions

626-1.01 DESCRIPTION.  Add the following after the first paragraph:  Work shall also include coordination with the Engineer and City of Homer, including efforts required under subsection 103-1.06.  Provide operations pertaining to encasing sewer mains with concrete as shown on the drawings or directed by the Engineer.

626-2.01 MATERIALS.  Add the following materials:

Structures				Section 500

Portland Cement			subsection 701-2.01

Blended Hydraulic Cement		subsection 701-2.02

Fine Aggregate			subsection 703-2.01

Coarse Aggregate			subsection 703-2.02

Reinforcing Steel 			subsection 709-2.01

Curing Materials			subsection 711-2.01

Chemical Admixtures			subsection 711-2.02

Fly Ash 				subsection 711-2.03

Water					subsection 712-2.01

626-3.01 CONSTRUCTION REQUIREMENTS.  Add the following paragraphs:

A sewer line that is not designed to the same requirements as a potable water pipe (for example: concrete or steel pipe) must be concrete-encased or double-pipe-encased with structural support if:

1.	it crosses above a water main;

2.	it runs within a closer horizontal distance of 3 meters to a water main, or;

- the vertical separation is less than 450 millimeters edge to edge (outside diameter of a water main;

- it crosses above or below a water main at a vertical distance where the sewer line joints are less than 2.74 meters from the water line joints;

- it is required otherwise by local, state, or federal standards/regulations.

A sewer line that is designed to the same requirements as a potable water pipe such as ductile iron or non-shearing equal must be concrete-encased or double-pipe-encased with structural support when:

1.	it has a vertical separation distance of less than 450 mm edge to edge of a water main, or;

2.	it crosses above or below a water main and the sewer line joints are less than 2.74 meters from water line joints (measured horizontally from the intersection of the crossing);

3.	it cannot withstand a pressure test to ensure water tightness;

- it is required otherwise by local, state, or federal standards/requirements.

In any case, the Engineer may direct encasement to protect the integrity of the water or sewer system.  A registered Engineer of the State of Alaska must seal design plans, reports, or drawings supporting a request for a lesser vertical or horizontal distance between water and sewer lines.

Encasement as required above, shall envelop the sewer line for a distance of 3 meters each side of a crossing.  The thickness of encasement, including that of the pipe joints, shall not be less than100 millimeters thick.

Damage to existing sewer services during construction is subsidiary to water conduit installation.

The Contractor shall notify the effected property owners 48 hours before taking sewer service out of service.

626-4.01 METHOD OF MEASUREMENT.  Delete this subsection in its entirety and substitute the following:

1.	Furnish and Install 4” Sanitary Sewer Service.  Measurement for furnishing and installing sewer service shall be per each, completed in-place, as set forth in the Bid Schedule.  Excavation, backfill, and required pipe bedding will be considered a subsidiary obligation of the Contractor and will not be measured for payment.

2. 	Sewer Encasement.  Encasing sewer mains with concrete will be measured by each   encasement. Excavation in excess or normal trench excavation required to install the encasement shall be considered subsidiary.

626-5.01 BASIS OF PAYMENT.  At the Contract unit price, complete, and in place.

Delete the first sentence and replace with:

Trench excavation, trench backfill, and required pipe bedding shall be subsidiary.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

626 (3)  	Sewer Encasement 	Each

626 (15-4)  	Furnish and Install 4” Sanitary Sewer Service 	Each

SECTION 627

# WATER SYSTEM

Special Provisions

627-1.01 DESCRIPTION.  Add the following:  This work consists of removing and installing fire hydrants, abandoning the valve vault, abandoning the existing water conduit, installing new water service, providing as-builts, and installing a pressure reducing vault, including appurtenances, as shown on the Plans or specified in this Section.

For purposes of these Special Provisions “Water Utility” shall mean the City of Homer, Department of Public Works.   references to the representative shall be from the City of Homer.  The Contractor shall also provide as-builts according to these Specifications.

The Contractor shall exercise due care with working around and/or adjusting the Water Utility’s water valves.  Before beginning of work by the Contractor, the Water Utility shall check and correct deficiencies, which may exist in a valve and valve box that is not to be replaced as a part of this projects work.  The Engineer and the Contractor’s designated representative shall witness the condition and location of each valve or valve box.  Failure to participate in the pre and post construction inspections by the Contractor will result in forfeiting rights to deny damages at a later date during the course of work.  The Contractor shall request the pre and post construction inspections, in writing, from the Water Utility, providing a 72-hour advance notice.  The Contractor shall be available to attend a pre and post construction site walk-through with the City of Homer.  The post-construction walk through will consist of field verification by the City the newly constructed water utility conforms to of the City standards.  The Contractor shall provide the traffic maintenance and flagging required for the pre and post construction inspections.  The Contractor shall furnish a copy of the inspection request letter to the Engineer.  To establish a point of contact with the Water Utility to address the inspection request, the Contractor can call (907) 235-3170.

It shall be the Contractor’s responsibility to protect and maintain valves and valve boxes in a operable condition during phases of construction unless other wise directed and approved by the Water Utility.  If at any time after the pre-construction inspection, the Water Utility finds a valve and/or valve box damaged or rendered inoperable by the Contractor, the Contractor shall perform necessary repairs at the Contractor’s expense.

The Contractor shall arrange for a final inspection with the Water Utility and the Engineer to determine that valves or valve boxes are in operable condition after construction is complete.

627-2.01 MATERIALS.  Delete the following:

Water Conduit			Gate Valves			Hydrants

Service Pipe			Valve Boxes			Corporation Stops

Add the following:

Bedding Material.  Bedding material shall be Selected Material Type A and material shall pass the 2-inch sieve.

Copper Service Pipe.  Pipe used under this specification shall be soft-drawn, seamless, annealed copper pipe suitable for use as underground service water connections for general plumbing purposes and shall comply with the requirements of ASTM B-88 for Type K soft copper as manufactured by the American Brass Company, or equal.

# Corporation Stop, Curb Stop, and Curb Box.

1.	Corporation stops shall be flare type, brass only.  Mueller brand only is accepted.

2.	Curb stops shall be flare type, brass only.  Mueller brand only is accepted.

3.	Curb boxes must be furnished with stationary operating rods.  Mueller brand only is accepted.

The curb box shall provide a clear and unobstructed access to a valve or curb stop to enable the City of Homer operation of the valve or curb stop.

DIP.   DIP to be AWWA Standard C- 151, Pressure Class 350, per SCS Division 600.   DIP shall be encased in polyethylene in conformance with AWWA Standard C-105.

DIP fittings.  DIP fittings to be AWWA Standard C- I IO MJ with "Mega-Lug" or approved equal for joint restraint.

Fire Hydrants.  Fire hydrants shall conform to the requirements of AWWA C-502 for Dry Barrel Fire Hydrants.  Fire hydrants shall be American Darling B-62-B; to include, without limitation, the following:

1.	Fire hydrants shall be supplied with a 5-1/4 inch main valve opening.

2.	Hydrants shall be single pump hydrants furnished with a 6-inch ASA Class 125 standard mechanical joint end with two (2) cast-on lugs for tiebacks.

3.	Connections shall be mechanical joint unless otherwise indicated in the contract documents.

4.	Single pumper hydrants shall be furnished with 2-1/2 inch hose connections and one (1) 4-1/2 inch pumper connection.

5.	Unless otherwise required by the contract documents, hydrants shall be furnished with a barrel length that will allow 7-foot bury.

6.	The main valves shall be of the compression type, where water pressure holds the main valve closed permitting easy maintenance or repair of the entire barrel assembly from above the ground without the need of a water shut-off.

7.	Fire hydrants shall be furnished with a breakaway flange of the type that allows both barrel and stem to break clean upon impact from any angle.  Traffic flange design must be such that repair and replacement can be accomplished above ground.

8.	Painting and coating shall be according to cited AWWA Specifications.  After installation, the hydrant section from the traffic flange to the top of the operating nut shall be painted “Caterpillar Yellow.”

9.	Operating and nozzle nuts shall be pentagon shaped with 1-1/2 inch point to flat measurement.

10.	Hose nozzle threading shall be in conformance with NFPA #194 for National (American) Standard Fire Hose Coupling Screw Threads.

11.	 Working parts shall be bronze or non-corrosive metal according to the requirements of AWWA C-502.

12.	Hydrants shall be left hand opening (counter clockwise).

13.	Hydrants shall have drain outlets at the base of the barrel.  Brass manufacturer plugs must be installed before installation.

Flanged Adapter Couplings.  Flanged adapter couplings shall be ROMAC FCA501 ductile iron fittings.

Flanged Fittings.  Flanged fittings shall be Class 150 Ductile Iron, with minimum design pressure rating of 150 psi.

Gate Valves.  Gate valves shall be iron body, fully bronze mounted, double disc, and parallel seat valves as manufactured according to the requirements of AWWA C-500, Gate Valves for Ordinary Water Works Service.   valves shall be non-rising stem type with an O-ring seal and a 2-inch square operating nut and shall open counter clockwise.  Valves shall have mechanical joint ends.   fittings and appurtenances are considered incidental to the bid item.

For the pressure reducing vault the gate valves are to be Resilient Wedge in conformance with AWWA Standard C-509.

Guard Posts.  The Contractor shall install guard posts at each hydrant installation according to the standard details of these specifications.  If, in the opinion of the Engineer, the guard posts are not to be installed, they shall be delivered to the City of Homer Public Works Shop.  Measurement and payment for guard posts shall be incidental to the Bid Item, Furnish and Install Fire Hydrant Assembly.

Insulation.  The insulation board shall conform to Section 635.

Ladder.  The ladder shall be hot-dipped, galvanized steel ladder as shown on the Plans.  Rungs to be minimum 1-inch round bar stock, vertical bar stock to be minimum 3-inch by 1-inch thick.  Attach with drilled-in anchors or wall embedments.  Ladder to meet OSHA and state safety standards.

Markers.  Valve boxes shall be marked with markers consisting of 2-1/2 inch O. D. galvanized steel pipe sections, 7 feet in length, with 3-foot buried in the ground.  Markers shall be shop painted “Caterpillar Yellow” and painted with stenciled 2-inch black numerals, showing the appropriate references.  Markers shall be located on the nearest property line, due north, south, east or west of the valve at a maximum distance of 50 feet unless otherwise directed by the Engineer.  Markers shall carry the notation:

VB	(feet)	(direction)

When valve boxes are located in a paved area, the valve marker posts are not required.  The Contractor’s surveyor shall provide a minimum of two swing ties from prominent nearby physical features to each valve box located in paved areas.

Pre Cast Pressure Reducing Vault.  Pre Cast utility vault by Utility Vault Co. Model: 814-76-LA or approved equal.  Utility Vault Co. Phone (800) 892-1538, PO Box 588 Auburn, WA 98071.

Restrained Joints.  Tie back rods and/or tie back rod and shackle assemblies will not be acceptable as restrained joints or restraining system for fittings, piping, or deflection points.

Restrained joint pipe shall utilize EBAA Iron MEGALUG, Romac Industries GripRing, U.S. Pipe Field LOK Gasket System, or approved equal.  Restrained joint installation areas shall include where the water conduit changes alignment utilizing a tee, cross, bend, or similar fitting.

The Contractor shall provide manufacturer submittals for each type of thrust restraint to be used. Such submittals shall include thrust restraint calculations and other appropriate data.

If the restrained joint or joint restraining system submitted for use is other than EBAA Iron MEGALUG, Romac Industries GripRing, or U.S. Pipe Field LOK Gasket System, and the general method and approach to restraint is accepted by the Engineer, the Contractor shall field demonstrate to the Engineer the installation and/or construction of each new restrained joint or restraining system.  The Contractor shall provide the Water Utility a minimum of 48 hours notice, excluding non-working days, to coordinate review of the field demonstration.  The Contractor shall first certify that the restrained joint system is installed according to the manufacturer’s instructions, and then subject the test assembly to a minimum test pressure of 200 psi for a period of 30 minutes.

To pass the pressure test, there shall be no noticeable movement of the restrained joints and no loss of pressure during the test period.  The Contractor shall assume costs associated with the submittal and field demonstration.

Sump Pump.  The sump pump shall operate on 110V power.

Tie Rods.  Tie rods must be 3/4-inch O. D. black iron or mild steel.  Tie Rods may be substituted with Megalug series 1100 mechanical joint restraints.

Valve Boxes.  Valve boxes shall be cast iron of sliding, adjustable height type with round or oval bottom hood sections to fit over the top of the valve.  The top section shall be recessed to receive a close fitting “eared” lid with the word “WATER” cast into it.  Internal diameter of the smallest section shall be not less than 5-inches.  Minimum thickness of the metal shall not be less than 5/16-inches.  Castings shall be smooth and workmanship shall be first class.  Valve boxes shall be provided with dust covers.

Valve boxes shall be of sufficient length for the pipe cover depth on the profile drawings and according to the standard details, of these specifications.

Valve boxes shall be supplied with valve operator extension rods such that the maximum depth from the ground surface to the operator nut does not exceed 3-feet.

# CONSTRUCTION REQUIREMENTS

627-3.01 GENERAL.  Add the following: The Contractor following the completion of the work shall remove sheeting and bracing used in excavation.

Delete the sixth paragraphs and substitute the following:  The Contractor shall notify the Water Utility 48-hours before an interruption of water service.  The Contractor shall provide temporary service to property owners with disrupted water service if the interruption exceeds 6-hours. The Contractor shall maintain water service to the hospital (permanent or temporary) at all times.

The Contractor shall make specific arrangements with home owners for continuous temporary water service where work to water main requires loss of water services to those lots for 6 or more consecutive hours.  Each service line shall be 3/4-inch minimum diameter and may not exceed 1000-feet in length.  This work is subsidiary to work accomplished under this item.

Before beginning of work to install the water system, the Contractor shall submit to the Engineer for review, a detailed plan for the installation of the new water systems and for removal/abandonment of existing water systems that are to be removed or abandoned.  The plan shall be of sufficient detail to clearly indicate the proposed work sequence, schedules, and disruption of water service.

Pipe Location Tape.  The Contractor is to provide pipe location tape above buried water conduit installed on this project.  Tape used on the water conduit shall be worded as follows:

WATER:  Caution Water Line Buried Below

The tape shall be of a detectable variety that can be found with the use of metal detectors after installation.  The color shall be blue.

Final Acceptance.  The Contractor shall, upon completion of work involved, notify the Engineer in writing of completion and request a pre-final inspection of the project.  This inspection will be performed in the presence of the Engineer, the Water Utility, and the Contractor.  Copies of a list of deficiencies, if any, indicated by this inspection will be furnished to the Contractor for remedial action.  When corrective action has been completed, the Contractor shall notify the Engineer, and an acceptance inspection will be performed.

Trench Excavation and Backfill.  The Contractor shall provide trench excavation and backfill and compaction necessary to install pipe according to these plans and specifications.

627-3.01.1 SHOP DRAWINGS.  Shop drawings shall be submitted to the Engineer according to subsection 105-1.02.  Provide the following shop drawings and information:

1.	Pre-cast vault, lid, and steel hatch cover

2.	Fabricated pipe spools

3.	Sump pump

- Link-seal wall sleeves

- Electrical equipment, heater, lights, and products

- Galvanized steel ladder

- Grinnel pipe support or equal

- Manufacturer’s information and certification for DIP, fittings, gate valves, and other necessary appurtenances for piping systems.

- Gradation test information for Class A bedding and foundation material (Type I material) for trench construction.

627-3.01.2 OPERATION AND MAINTENANCE MANUALS.  Before start-up the Contractor shall furnish to the Water Utility complete operations and maintenance manuals for the sump pump and gate valves.

627-3.02 INSTALLATION OF CONDUIT.  Add the following to the second paragraph:  However, at a sufficient distance before encountering a known obstacle or tying into an existing pipe, the Contractor shall expose and verify the exact location of the obstacle or pipe so proper alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled.  The costs incurred for removal and realignment of backfilled conduit sections due to improper verification methods shall be borne by the Contractor.

Add the following to the seventh paragraph:  Conduit bedding shall be placed in uniform layers of not more than 6 inches in depth and compacted to 95 percent of maximum density according to subsection 203-3.03.

The pipe location tape shall be installed directly above the water conduit in the trench and shall be approximately 24 inches above the water conduit.  The tape shall be placed during backfill operations.  Tape installation shall be performed in a continuous operation.  A 3.3-foot overlap shall be provided between the ends of rolls.

Add the following to the eighth paragraph:  The Contractor shall have survey instruments such as transit and level for transferring alignment and grades from offset hubs.  The Contractor shall also employ a person who is qualified to use such instruments and who shall have the responsibility of placing and maintaining such construction guides.  The Contractor shall furnish to the Engineer a copy of the surveyor's record notes for the newly installed conduit and appurtenances.  The practice of placing backfill over a section of conduit to provide a platform for the instruments shall be subject to the approval of the Engineer.

Conduit that has the grade or joint disturbed after being laid shall be taken up and re-laid at the Contractor’s expense.  Water shall be kept out of the trench until the jointing is completed.

Restrained joints and thrust blocks, of the type specified herein, shall be installed where the conduit changes alignment utilizing a tee, cross, bend, or similar fitting.   tees, crosses, bends, and other water utility appurtenances shown on the Plans shall be subsidiary to installation of pipe conduit.

627-3.03 FIRE HYDRANTS.  Delete the third and fourth paragraphs and substitute the following:  The Contractor shall provide trench excavation, imported backfill and compaction necessary to install the fire hydrant assembly according to these plans and specifications.

The Contractor shall install the hydrant assemblies according to the details of the Plans and Specifications.

Fire hydrant legs shall be installed level.  The fire hydrant barrel shall be installed plumb.  The Contractor, at no additional cost to the Department, make adjustments to the fire hydrant traffic flange.  Flange shall be a minimum of 6 inches and a maximum of 12 inches above the finished grade.

Hydrants installed, but not available for use, shall be covered with burlap and securely tied.

In lieu of valve box markers for the auxiliary gate valves, the Contractor shall paint in 2-inch black lettered stencils, the direction and distances, to the nearest 1/10’, the distance to the valve box on the face of the fire hydrant directly below the bonnet flange.

627-3.04 GATE VALVES.  Delete this subsection in its entirety and replace with the following:

Install in general conformance with SCS Section 603 and AWWA Standard C-509.

The Contractor shall provide trench excavation, backfill, and compaction necessary to install valves according to the Plans and Specifications.

Valves and valve boxes shall be installed where shown on the Plans.  On fire line installations, a valve shall be placed outside the building so that fire hydrants will remain in service in the event water service to the building must be shut off for any reason.

Valves shall have the interiors cleaned of foreign matter before installation.  If the valve is at the end of the line, it shall be plugged before backfilling.  The Engineer shall inspect the valve in the open and closed positions to ensure that parts are in working condition.

In areas where running sand is encountered, provisions shall be made to restrict the sand from entering the bottom section of the valve box.

The Contractor shall expose valve boxes for pre-final and final inspection.  After final inspection of the valves located in unpaved areas, florescent surveying flagging shall be placed directly over the valve box lid and covered with gravel to facilitate location in the future.

627-3.05 VALVE BOXES.  Delete the first paragraph and substitute the following:  Valve boxes shall be installed over the valves as shown on the plans, with base section centered over the operating nut of the valve and resting on well compacted backfill.  Top section shall be so set as to allow equal movement above and below finished grade.  Final elevation to be 1/4-inch below finished grade of pavement unless otherwise directed.  Top of base section shall be approximately on line with nut at top of valve stem, and the entire assembly shall be plumb.

Install valves and valve boxes as shown on Drawings and per SCS Standard Detail 401.

627-3.06 TESTING WATER SYSTEM.  Delete this subsection in its entirety and substitute the following:  The Contractor shall notify the Engineer in writing 48 hours in advance (two working days) before any test.  The Water Utility and the Engineer shall be present during tests.  Two (2) hours notice in advance of the scheduled time shall be given to the Engineer if the test is to be postponed or canceled.  There shall be a minimum of 7 feet of cover over the water conduit before flushing and testing.

1.	Flushing.   Flushing shall be coordinated with the Water Utility.   Newly laid water conduit shall be "open-bore" flushed to remove foreign matter to the satisfaction of the Water Utility. A detailed plan for cleaning of the lines shall be submitted to the Engineer for review and approval before beginning of work.

"Open-bore" flushing shall be accomplished before hydrostatic testing and disinfection.  The Contractor shall furnish, install and remove fittings and conduit necessary to perform the flushing.  Under no circumstances will "open-bore" flushing through hydrants or reduced outlets be permitted.   flushing of newly installed conduit shall be accomplished between the hours of 0800 and 1600, unless otherwise authorized by the controlling Water Utility.  Flushing shall be considered incidental to this work and no separate payment will be made.

2.	Hydrostatic Testing.  A 3/4-inch copper pipe, installed at the main according to the typical water service detail, shall be run to the surface, adjacent to the water main, for testing.  The hydrostatic pressure shall be 100 psi greater than the static line pressure but not less than 150 psi any place within the system being tested.  After the required test pressure has been reached, the pumping will be terminated.  If the pressure remains constant for thirty (30) minutes without the aid of a pump, that section of line will not be subject to future hydrostatic test.

The Contractor shall furnish necessary assistance, equipment, labor, materials, and supplies (except the test pressure gauge) necessary to complete the test to the satisfaction of the Engineer. The Contractor shall suitably valve-off or plug the outlet to the existing or previously-tested water main at the Contractor’s expense, before making the required hydrostatic test.  Before testing, air shall be expelled from the pipe.  If permanent air vents are not located at high points, the Contractor shall, at the Contractor’s expense, install corporation cocks at such points so the air can be expelled as the line is slowly filled with water.

Main valves, fire hydrant auxiliary valves, fire hydrant main valves, and plugs shall be tested. Intermediate valves within the section being tested will be closed and reopened as directed by the Engineer during the actual test.  Only static pressure will be allowed on the opposite side of the end valves of the section being tested.

Hydrostatic testing will be performed through test copper.  Use of fire hydrant and service connections for testing will not be allowed.

If a hydrostatic pressure test fails on a section, the Contractor has the option to perform a leakage test on that section the Contractor shall furnish necessary, equipment, labor, tools, materials and supplies necessary to conduct the test.

Leakage for a newly installed main is determined by the following formula:

0.5

L=ND(P)

7400

L = Allowable leakage in gallons per hour.

N = Summation of mechanical and push on joints in lengths of pipe tested.

D = Diameter of pipe in inches.

- P = Test pressure in pounds per square inch.

The duration of each leakage test shall be 2 hours, and during the test the main shall be subjected to the constant test pressure as defined above.  The test pump shall be valved to ensure that constant test pressure is maintained throughout the test and excess water returned to the supply tank.

If the pressure decreases below the required test pressure during the 2- hour period, the preceding portion of that test will be declared void.  Cracked or defective pipe, gaskets, mechanical joints, fittings, valves, or hydrants discovered as a consequence of the hydrostatic tests shall be removed and replaced with sound material at the Contractor's expense.  The test shall then be repeated until the results are satisfactory.

The Contractor shall notify the Engineer 48 hours, (two working days) before a test and shall notify the Engineer 2 hours in advance of the scheduled time if the test is to be canceled.  In the event the Engineer has not been notified of cancellation and the Contractor is not prepared for the test as scheduled, the Contractor shall reimburse the Engineer for expenses incurred.  These will include, but not be limited to, salaries, transportation and administrative costs.

3.	Test Pipe Removal.  Once the test is done, test sections of pipe shall be removed down to the water main and capped.

627-3.07 DISINFECTION OF WATER LINES.

Delete the first paragraph and substitute the following: portions of the water system shall be disinfected, including valves and stops and a portion of the existing water system that might have become contaminated during construction activities.  Disinfection shall be accomplished after completion of pressure and/or leakage tests in compliance with AWWA C-651, Disinfecting Water Mains.  Water service pipe connections shall be made after the new water conduit is constructed, pressure tested, chlorinated and accepted for use by the Water Utility.

Delete the third paragraph and substitute the following:  The affected system shall be treated with chlorine solution and taps, valves, etc., shall be opened and left open until a strong odor of chlorine is noticeable in the water coming from the outlets, after which the taps, valves, etc., shall be closed.  A residual of not less than 5 ppm chlorine shall be produced in parts of the water conduit and retained for a minimum period of 24 hours, after which it shall be flushed from the conduit at its extremities until the replacement water tests are equal chemically and bacteriologically to those of the permanent source of supply.  In no instance will a water conduit be chlorinated before "open-bore" flushing.

Add the following:  Test, flush, and disinfect DIP per SCS Divisions 200 and 600 (Article 602.4) AWWA Standard C-600, and AWWA Manual M41.  Contractor will perform final pressure adjustments of hydraulic valves.  The Water Utility will provide pressure settings at a later date.

After completion of testing, test and air vent pipe shall be removed and the corporation cock closed at the main in the presence of the Engineer and the Water Utility.

Add the following subsections:

627-3.08 AS-BUILT PLANS AND WORKING DRAWINGS.  A complete and accurately dimensioned record of deviations, deletions, additions and alterations from and to the contract plans and specifications shall be maintained by the Contractor to indicate the work as actually installed.  This as-built information shall be recorded on a print of the plans affected and on the applicable pages of the specifications with supplementary notes.  The Contractor shall keep this record set of plans and specifications showing record conditions of conduit and appurtenances installed.  Conduit and appurtenances shall be referenced by stationing, showing design line and grade, and as-built line and grade.

When the water system is completed, the Contractor shall certify the accuracy of the construction survey notes and of each revision on the plans and in the specifications by written signature endorsement, and deliver them to the Engineer before final acceptance of the system by the Water Utility.  As-built and working drawings are subsidiary to water conduit installation.

627-3.09 WATER SERVICE CONNECTION.

Excavation and Backfill.  The Contractor shall provide excavation, backfill, and compaction necessary to install water service lines according to these Plans and Specifications.

Service Connection.  A corporation stop or main valve shall be installed at a point in the service line as close to the main water supply as possible.  There shall be line pressure in the main at all times connections are being made.  Service lines 2 inches and smaller shall be constructed of seamless, soft drawn, Type K copper.   Service connections larger than 2 inches shall be made of ductile iron pipe.   ductile iron pipe installations shall be flushed, hydrostatic tested, and disinfected as outlined in this Section.

The Contractor shall make the connection to the City of Homer’s main water supply in a manner consistent with the specifications and drawings.  A water service shall not cross property lines or adjoining lots, unless shown otherwise on the Plans.  The key box shall be installed no closer than 1.5 m from adjoining property lines.  The connections shall be inspected by the Field Engineer at the time the connection is made or the excavation be exposed in its entirety for inspection.

A water service connection will not have more than one (1) union every 100 feet.

Excavation.  Excavation for service connections shall be unclassified and the Contractor shall excavate whatever substances are encountered to the depth required for the connections.  Depth for water service connections will be a minimum of 7 feet below proposed finished grade.  Variations in depth from the depth stated above will not be grounds for additional payment.  It shall be the Contractor’s responsibility to be familiar with the depth of water mains for the project.  The portion of the right-of-way that extends from the main to the key box (curb stop) will be excavated in such a manner that will allow the service connection to be installed horizontally (no slope).  The Contractor shall excavate for water connections in such a manner that the excavation is 90 degrees to the street line, whenever possible.  The ditch shall be long enough to allow the key box to be set at the property line.

Trenches shall be of sufficient width at the bottom to allow for laying of the particular service (minimum width will be 2-1/2 feet for single services).  Excavation of fill materials to virgin ground is required to provide safety for workmen utilizing the trench.

The Contractor shall expose the mains to be tapped for distances of 4 feet in length.  Excavation on both sides of the pipe shall be carried to the bottom of the pipe.  Excess excavation below the required level shall be backfilled and compacted with sand or gravel at the Contractor’s expense as directed by the Engineer.

No water service shall be installed within a horizontal distance of 10 feet from a sewer service.

The Contractor shall be responsible for, and shall bear the expenses incurred, in the event that a main should be damaged during excavation or backfilling.  The City of Homer’s Public Works Department will repair City owned damaged mains; however, the Contractor shall bear the cost of materials, labor and other expenses incurred by the City.

On-property installations shall be constructed to the same standard as off-property installations.

Backfill.  Trench backfill shall commence only after the water service lines and appurtenances have been properly completed and inspected.  The backfill material, free from large clods or stones, shall be placed by the Contractor in conformance with the codes and regulations of the City of Homer.  Backfill shall be placed and compacted in conformance with these plans and specifications.

The Contractor shall exercise due care in back-filling to keep the service box and thaw wire vertical and in place.  In the event the service box or thaw wire is displaced, the Contractor will be required to excavate and restore the service box and thaw wire to the proper position.   work necessary to restore the service box and thaw wire to the proper position will be performed at the Contractor’s expense.

Backfill shall not be placed in frozen trenches.

A plastic or rubber coated #2 copper thaw wire shall be attached to the corporation stop on 3/4-inch and 1-inch corporation stops by an approved method.  On 1-1/2 inch and 2-inch connections, the thaw wire shall be attached to the saddle on the main.

Hydrostatic Testing.   3/4-inch through 2-inch copper water service lines, fittings, and connections will be inspected for leaks under system pressure before backfilling.   water service lines larger than 2 inches shall undergo the requirements for Flushing, Hydrostatic Testing, and Disinfection as specified in these plans and specifications.

Abandon Water Service.  Abandon existing water services as shown on the plans.  Remove and dispose of materials.  If required by the plans, replace abandoned service with a new water service as required.

627-3.10 CONNECTS TO EXISTING WATER MAIN OR WATER MAIN STUB OUT.

Operations shall be planned such that the existing operating water main is not taken out of service for longer than 6 hours.

Notify the City not less than 48 hours in advance of planned water service outage.  The City’s representative shall be onsite during the connection.  The work of cutting into, opening, installing fittings and extensions to existing main shall commence at an early time during the work day and shall not be stopped until the line has been reconnected.  No main shall be cut into until materials necessary to make the connection are on site.  Before installing the new water main within 40 feet of the proposed point of connection, the Contractor shall excavate and expose the existing main as required to determine the exact elevation and location of the connection point.

Rinse pipe, fittings, and couplings to be used in the connection with a 5 percent solution of sodium hypochlorite or calcium hypochlorite immediately before installation.

Leave the entire reconnection assembly exposed to view until water pressure has been applied, and joints have been examined for leaks.

Coordinate disconnection and reconnection of service line with reconnection of main.  Water service will be discontinued while the main is being reconnected, flushed, and tested.

627-3.11 ABANDON EXISTING VALVE VAULT.  The Contractor shall abandon the existing valve vault on Bartlett Street after installing the new water main.  The Contractor shall be directed to fill the existing vault with Selected Material Type A as required for full abandonment.  The fill shall be placed into the vault and compacted as required in Section 203.  The valve vault manhole lid, frame, and concrete rings shall be removed and disposed of offsite.

627-3.12 PRESSURE REDUCING STATION VAULT.  The Contractor shall do the following to install a new pressure reducing station vault:

1.	Temporary shoring and support of existing Homer Electric Power pole during excavation and backfilling work.

2.	Pipe penetrations shall be grouted with non-shrink grout per the Drawings, before waterproofing, insulation and backfilling.

3.	Provide and install a new pre-cast vault.  Vault to be a nominal 15’-7” by 9’-7” by 9’-7” H with a locking steel cover.  Vault to be modified and installed as shown on the Plans. Excavate a minimum of 18 inches below bottom of final vault elevation and backfill with Selected Material Type A, compacted to minimum 95 percent of maximum dry density.  Vault shall be placed leveled, and carefully backfill around the sides in 12-inch lifts with native or imported Selected Material Type A or as directed by the Engineer; compact to 95 percent of maximum dry density.  Waterproof parts of the vault and riser, except bottom and top of riser section slab, use Porter "Tarmastic l00" or equal before backfilling operations.

- Final grading at vault shall place the top of vault manhole lid at concrete sidewalk finished grade.  It is the intent to match invert of piping in the new vault with the existing 10-inch DIP piping invert.  The Contractor shall expose existing pipe and adjust grade accordingly.  The Engineer shall approve grade adjustments for vault construction.

- Provide and install necessary piping, fittings, flanged DIP, galvanized iron pipe, wall sleeves, ladder, and appurtenances for a complete and workable pressure reducing station, as shown on the Plans.  Contractor to provide additional piping, fittings, and appurtenances not supplied by the Water Utility - refer to the Plans for details.  Contractor shall inspect the Water Utility provided materials before bid (at Public Works Shop).  Contractor shall provide incidental materials (i.e. bolts, nuts, gaskets, coatings, etc.) necessary for installation at no additional expense to the Water Utility.

- Provide electrical system, including:  service, load center, load circuits, conduit, conductors, controls, and other items necessary for a complete and workable electrical system, as shown on the electrical drawings.

- Provide and install sump pump, heater, outlets, light, and other electrical equipment and products necessary for a complete and workable system, as shown on the electrical drawings.

- Provide 1-1/2-inch discharge line for the sump pump.

- Install and adjust link-seals around 10-inch DIP according to manufacturer's instructions.

- Ditch re-grading and restoration of area drainage.

- Topsoil and seed disturbed areas as directed by Engineer.

Polyethylene encased DIP piping, fittings, resilient wedge gate valves, valve boxes, DIP cut-in sleeves, inter-ties and connections to existing piping, DIP, ladder, and other items necessary for a complete working vault are incidental to Item 627(33), Construct Pressure Reducing Vault.

627-3.13 ABANDON EXISTING WATER CONDUIT.  The Contractor shall cap or plug the open ends of the existing water conduit and appurtenances as required to eliminate contamination.  Furnish and install the incidental parts that are needed to complete the abandonment of the existing water conduit.  Close the corporation stops from abandoned water services.

Install mechanical joint (MJ) caps as specified in this section or as required by manufacturer.

For open ends of pipe, the Contractor shall install a universal flange with gasket.  Connect MJ cap to installed flange as recommended according to manufacturer’s specifications.

For open branches of existing tees, the Contractor shall install a MJ plug with gasket as recommended according to manufacturer’s specifications.

Flanges, mechanical joint caps, and blind flanges shall be subsidiary to Item 627(23C).

627-3.14 TEMPORARY BYPASS LINE.  Construct temporary 6” HDPE Water Bypass with materials conforming to the requirements of this Section.  This item includes required valves, pipe, fittings, and incidental items required to build a functioning system.

Pipe may be placed on the ground surface in areas where it is not subject to damage from construction or other traffic.  Where pipe crosses driveway, bury to a sufficient depth to protect it from damage.

Maintain and protect temporary Water Bypass from damage, with no interruption exceeding six consecutive hours.  Do not interrupt hospital service.

Flush and disinfect Water Bypass before placing in service.  Testing of the Water Bypass will not be required.  Repair leaks revealed in a visual inspection at the Contractor’s expense.

Disconnect Water Bypass after the permanent water main is installed, flushed, disinfected, tested, and accepted.  Disconnect main line connections and plug mains with blind flange and thrust block.  Remove materials used to construct Water Bypass, including pipe, valves, and fittings.  Salvage materials become the property of the Contractor.  Restore driveway surfaces disrupted by burial and removal of pipe.

627-4.01 METHOD OF MEASUREMENT.  Add the following item:

3b.	Fire Hydrant Removal.  Fire hydrant assemblies to be removed shall be measured per each.  This shall include the work required on the Plans, including, but not limited to, removing fire hydrant assembly and hydrant leg, installing blind flange and thrust block on tee in main, and disposing of hydrant.

Delete the fifth paragraph and substitute the following:

- Abandon and Replace Existing Water Service.  This item shall be measured per each.  The price shall include full compensation for the work required to complete these items as shown on the Plans.

- Gate Valve, Valve Box, and Marker.  The quantity to be paid for shall be the actual number of valves of each class and size (including valve boxes and marker posts) furnished, installed, and accepted, not including fire hydrant assembly 6-inch auxiliary gate valve.

7.	Waterline As-Builts.  This item shall be paid for as lump sum and shall include work as stated in these Specifications.

- Abandon Existing Water Conduit.  At the contract lump sum price for work described in this Section, included in this Contract, and shown on the Plans.

- Abandon Existing Valve Vault.  At the contract lump sum price for work described in this Section, included in this Contract, and shown on the Plans.

- Install New Water Service.  This item shall be measured per each.  The price shall include full compensation for work required to complete these items as shown on the Plans.

- Construct Pressure Reducing Vault.  At the contract lump sum price for the work and materials, including the piping, valves, and appurtenances.

- Furnish and Install 6 inch HDPE Water Bypass.  Measured per linear meter of Class 52 DIP water conduit, furnished, and installed, that was temporarily bypassed by the water Bypass.  This item includes required labor, equipment, and materials, including but not limited to valves, pipe, fittings, and incidental items required to build and later remove a functioning temporary system.

627-5.01 BASIS OF PAYMENT.

Delete the second, fourth, and fifth paragraphs.

Add the following paragraphs:

Trench excavation, trench backfill, and required pipe bedding shall be subsidiary.

Abandoning existing water main or abandoning existing water service lines at locations as designated on the Plans is subsidiary.

Topsoil and seed areas as directed by the Engineer in conformance with Section 618 and 620.  Payment will be made under Item 618(2), Seeding and Item 620(1), Topsoil.

Add the following pay items:

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

627(1-6)  	Furnish and Install 6” Class 52 DIP Water Conduit 	Meter

627(1-10)  	Furnish and Install 10” Class 52 DIP Water Conduit 	Meter

627(9-6)  	Furnish and Install 6” Gate Valve 	Each

627(9-8)  	Furnish and Install 8” Gate Valve 	Each

627(9-10)  	Furnish and Install 10” Gate Valve 	Each

627(11)  	Waterline As-Builts 	Each

627(23C)  	Abandon Existing Water Conduit 	Lump Sum

627(23D)  	Abandon Existing Valve Vault 	Lump Sum

627(28)	Furnish & Install 6” HDPE Water Bypass	Meter

627(30B)  	Abandon and Replace Existing Water Service 	Each

627(30C)  	Install New Water Service 	Each

627(33)  	Construct Pressure Reducing Vault 	Lump Sum

SECTION 635

INSULATION BOARD

Special Provisions

635-3.01 CONSTRUCTION REQUIREMENTS.  Delete the second and third paragraphs.

635-4.01 METHOD OF MEASUREMENT.  Delete this subsection in its entirety and substitute the following:  By the cubic meter of insulation board in its final position, including transitions, complete, and accepted.

Sand blanket material is subsidiary.  (08/23/00)R57M98

Delete this Section in its entirety and substitute the following:

SECTION 639

DRIVEWAYS

# Special Provisions

639-1.01 DESCRIPTION.  Construct approaches, residential or commercial driveways at the locations shown on the Plans.

639-2.01 MATERIALS.  Use materials that conform to the standards for the main roadway.

639-3.01 CONSTRUCTION.  Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT.  By the number of driveways and approaches constructed as shown on the Plans or as directed by the Engineer.  Pavement removal and excavation required beyond the limits of the adjacent mainline are subsidiary.

639-5.01 BASIS OF PAYMENT.  At the contract unit price shown in the bid schedule.  The contract unit price for driveways and approaches shall be full compensation for furnishing equipment and labor necessary to complete the work as specified.

Materials required to construct driveways and approaches will be paid for separately under the respective items listed in the bid schedule.

Grading for drainage at approaches is subsidiary to Items 639(1), (2), and (3).

Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 items.  (05/09/02)R58M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

639(1)  	Residence Driveway 	Each

639(2)  	Commercial Driveway 	Each

639(3)  	Public Approach 	Each

Remove and replace section 640 with the following:

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-1.01 DESCRIPTION.	Perform work and operations necessary to:

1.	 move personnel, equipment, supplies, and incidentals to the project site;

2.	establish offices, buildings, and other facilities, except as provided under section 644;

3.	perform other work and operations and pay costs incurred before beginning construction;

- complete similar demobilization activities;

- furnish required submittals such as as-builts, certifications, payroll, civil rights reports, equipment warranties, etc. and

- comply with Department f Labor Meals & Lodging/Per Diem requirements. (See Laborers’ and Mechanics’ Minimum Rates of Pay pamphlet No. 600 Issue 9 included in Addendum 3, DOL September 1, 2004 memo WHPL #197 and Sept 1, 2004 letter from the Department of Labor Commissioner).

640-2.01 METHOD OF MEASUREMENT

640(1) Mobilization and Demobilization

1.	When you earn 4% of the original contract amount from other bid items: 40% of the amount bid for mobilization and demobilization, or 4% of the original contract amount, whichever is less, will be paid.

2.	When you earn a total of 8% of the original contract amount from other bid items: An additional 40% of the amount bid for mobilization and demobilization, or 4% of the original contract amount, whichever is less, will be paid.

3.	The remaining balance of the amount bid for this item will be paid after submittals required under the Contract are received and approved.

640(2) Meals & Lodging/Per-Diem

1.	Progress payments for this item will be computed as equivalent to the percentage, rounded to the nearest whole percent, of the original  contract amount earned.

640-3.01 BASIS OF PAYMENT.	At the contract lump sum price in partial payments as described above.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

640(1) 	Mobilization and Demobilization	Lump Sum

640(2) 	Meals & Lodging/Per Diem			Lump Sum

Delete this Section in its entirety and substitute the following:

SECTION 641

EROSION, SEDIMENT, AND POLLUTION CONTROL

Standard Modification

641-1.01 DESCRIPTION.  Plan, provide, inspect, and maintain control of erosion, sedimentation, water pollution, and hazardous materials contamination.

641-1.02 DEFINITIONS.

1.	BMP (Best Management Practices).  A wide range of project management practices, schedules, activities, or prohibition of practices, that when used alone or in combination, prevent or reduce erosion, sedimentation, and/or pollution of adjacent water bodies and wetlands.  BMPs include temporary or permanent structural and non-structural devices and practices.  The Department describes common BMPs in its Alaska Storm Water Pollution Prevention Plan Guide, June 1, 2004.

2.	ESCP (Erosion and Sediment Control Plan).  The general plan for control of project-related erosion and sedimentation.  The ESCP normally consists of a general narrative and a map or site plan.  It is developed by the Department and included in the project plans and specifications.  It serves as a resource for bid estimation and a framework from which the Contractor develops the project SWPPP.  The ESCP is in Appendix A, Erosion and Sediment Control Plan and Permit.

3.	Final Stabilization.  A point in time when ground-disturbing activities are complete and permanent erosion and sediment controls are established and functional. The stabilized site is protected from erosive forces of raindrop impact and water flow.  Typically, unpaved areas except graveled shoulders, crushed aggregate base course, or other areas not covered by permanent structures are protected by either a uniform blanket of perennial vegetation (at least 70 percent cover density) or equivalent permanent stabilization measures such as riprap, gabions, or geotextiles.

4.	HMCP (Hazardous Material Control Plan).  The Contractor's detailed plan for prevention of pollution that stems from the use, containment, cleanup, and disposal of hazardous material, including petroleum products generated by construction activities and equipment.

5.	NOI.  Notice of Intent to commence ground-disturbing activities under the NPDES General Permit.  Use EPA Form 3510-9 (Revised 6/03).

6.	NOT.  Notice of Termination of coverage under the NPDES General Permit.  Use EPA Form 3510-13 (Revised 6/03).

7.	NPDES General Permit.  The Storm Water General Permit for Large and Small Construction Activities, issued by the Environmental Protection Agency (EPA) under the National Pollutant Discharge Elimination System (NPDES).  It requires an approved SWPPP and NOIs listed as active status by the EPA before ground-disturbing activities for the project.

8.	SPCC Plan (Spill Prevention, Control, and Countermeasure) Plan.  The Contractor’s detailed plan for oil spill prevention and control measures that meets the requirements of 40 CFR 112.

9.	SWPPP (Storm Water Pollution Prevention Plan).  The Contractor’s plan for erosion and sediment control and storm water management under the NPDES General Permit.  The SWPPP is developed by the Contractor and describes site-specific controls and management of issues identified for the project.  The approved SWPPP must contain a copy of the Contractor’s signed NOI.

641-1.03 SUBMITTALS.  For projects that disturb 0.4 hectares or more of ground submit three copies each SWPPP and HMCP to the Engineer for approval.  Submit one copy of SPCC Plan (if required under subsection 641-2.03) to the Engineer.  Sign submittals.  Deliver these documents to the Engineer no less than five calendar days before the preconstruction conference.

The Department will review the SWPPP and HMCP submittals within 14 calendar days.  Submittals will be returned to the Contractor as either requiring modification unless approved by the Department.  Besides a copy of the Contractor’s NOI, the approved SWPPP must contain a certification and be signed by an authorized representative according to the Standard Permit Conditions of the NPDES General Permit Part 8, Appendix G.  The Contractor must receive written notification from the Department that the SWPPP has been approved before the Contractor submits the original NOI to EPA.  NOIs can be submitted by Certified mail or through EPA’s electronic NOI system (eNOI).

For regular U.S. Mail delivery:			For Overnight/Express mail delivery:

EPA Storm Water Notice Processing Center		EPA Storm Water Notice Processing Center

Mail Code 4203M		Room 7420

U.S. EPA		U.S. EPA

1200 Pennsylvania Avenue, NW		1201 Constitutional Avenue, NW

Washington, D.C.  20460		Washington, D.C.  20004

For electronic mail, the Contractor must register online with EPA at: http://cfpub.epa.gov/npdes/stormwater/enoi.cfm.  This website has instructions and guidance on how to set up and use the eNOI system.

Whether submitting the NOI electronically or by mail, the Contractor may not begin ground-disturbing activities until the Engineer has issued the Contractor a written statement that the EPA has listed the NOI and the Department’s NOI as active.

The Department will submit the approved SWPPP to ADEC that will clue both the Contractor and Department NOIs.

The active status NOIs, approved SWPPP, approved HMCP, and submitted SPCC Plan (when required) become the basis of the work required for the project’s erosion, sediment, and pollution control.

Once the Department has determined the site has achieved final stabilization, the Engineer will provide written notification to the Contractor that the Contractor’s NOT may be submitted to EPA with a copy to the Engineer.  The Department will transmit the Department’s NOT to the EPA.

641-2.01 STORM WATER POLLUTION PREVENTION PLAN (SWPPP) REQUIREMENTS.  For projects that disturb 0.4 hectares or more of ground, the Contractor must prepare a Storm Water Pollution Prevention Plan.  Use the Department's ESCP to develop a SWPPP based on scheduling, equipment, and use of alternative BMPs.  Follow the format presented in the Alaska Storm Water Pollution Prevention Plan Guide, June 1, 2004.  The plan must consider first preventing erosion, then minimizing erosion, and finally trapping sediment before it enters waterways.

The Contractor shall submit to the Engineer as a part of the SWPPP, a detailed plan for the installation of the new storm drain pipe and ditch system for the handling of runoff and storm water during construction.  The plan must address site-specific controls and management plan for the construction site as well as for material sites, waste disposal sites, haul roads, and other affected areas, public or private.  The plan must also incorporate the requirements of the project permits.

Specify the line of authority and designate a field representative for implementing SWPPP compliance.  Designate one representative for each subcontractor who performs earth-disturbing activities or who install and maintain erosion and sediment control measures.

641-2.02 HAZARDOUS MATERIAL CONTROL PLAN (HMCP) REQUIREMENTS.  Prepare a HMCP for the handling, storage, cleanup, and disposal of petroleum products and other hazardous substances.  (See 40 CFR 117 and 302 for listing of hazardous materials.)

List and give the location of hazardous materials, including office materials, to be used and/or stored on site, and their estimated quantities.  Detail a plan for storing these materials as well as disposing of waste petroleum products and other hazardous materials generated by the project.

Identify the locations where storage, fueling, and maintenance activities will take place, describe the maintenance activities, and list controls to prevent the accidental spillage of oil, petroleum products, and other hazardous materials.

Detail procedures for containment and cleanup of hazardous substances, including a list of the types and quantities of equipment and materials available on site to be used.

Detail a plan for the prevention, containment, cleanup, and disposal of soil and water contaminated by accidental spills.  Detail a plan for dealing with unexpected contaminated soil and water encountered during construction.

Specify the line of authority and designate a field representative for spill response and one representative for each subcontractor.

641-2.03 SPILL PREVENTION, CONTROL AND COUNTERMEASURE (SPCC) PLAN REQUIREMENTS.  Prepare and implement a SPCC Plan that is certified by a licensed Professional Engineer, when required by 40 CFR 112, including:

1.	When oil spills may reach navigable waters; and

2	Total above ground oil storage capacity is greater than 4,996 liters.

Comply with 40 CFR 112 and address the following issues in the SPCC Plan:

1.	Operating procedures that prevent oil spills;

2.	Control measures installed to prevent a spill from reaching navigable waters; and

3.	Countermeasures to contain, clean up, and mitigate the effects of an oil spill.

641-3.01 CONSTRUCTION REQUIREMENTS.  Do not begin ground-disturbing work until the Engineer provides the Contractor written notice that both the Contractor’s and the Department’s NOIs have been listed as active and that ground-disturbing work can begin.

Post at the construction site:

1.	NPDES Permit number, if available, and a copy of the NOI,

2.	Name and phone number of a local contact person, and

3.	Location of a SWPPP available for viewing by the public.

Comply with requirements of the approved HMCP, the submitted SPCC Plan, and state and federal regulations that pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances.  Contain, clean up, and dispose of discharges of petroleum products and/or other materials hazardous to the land, air, water, and organic life forms.  Perform fueling operations in a safe and environmentally responsible manner.  Comply with the requirements of 18 AAC 75 and AS 46, Oil and Hazardous Substances Pollution Control.  Report oil spills as required by federal, state and local law, and as described in the SPCC Plan.

Comply with requirements of the NPDES General Permit, implement temporary and permanent erosion and sediment control measures identified in the SWPPP, and ensure that the SWPPP remains current.  Maintain temporary and permanent erosion and sediment control measures in effective operating condition.

Perform inspections and prepare inspection reports in compliance with the project SWPPP and the NPDES General Permit.

1.	Joint Inspections.  Before start of construction, conduct a joint on-site inspection with the Engineer and the Contractor’s field representative to discuss the implementation of the SWPPP.

Conduct the following additional joint on-site inspections with the Engineer:

a.	During construction, inspect the following at least once every seven days and within 24 hours of the end of a storm exceeding 12.5 mm in 24 hours (as recorded at or near the project site):

(1)	Disturbed areas that have not been finally stabilized.

(2)	Areas used for storage of erodible materials that are exposed to precipitation.

(3)	Sediment and erosion control measures.

(4)	Locations where vehicles enter or exit the site.

b.	Before winter shutdown, to ensure that the site has been adequately stabilized and devices are functional.

c.	At project completion, to ensure final stabilization of the project.

2.	Winter Inspections.  During winter shutdown, conduct inspections at least once every month and within 24 hours of a storm resulting in rainfall of 12.5 mm or greater.  The Engineer may waive monthly inspection requirements until one month before thawing conditions are expected to result in a discharge, if of the following requirements are met:

a.	Below-freezing conditions are anticipated to continue for more than one month.

b.	Land disturbance activities have been suspended.

c.	The beginning and ending dates of the waiver period are documented in the SWPPP.

3.	Inspection Reports.  Prepare and submit, within three working days of each inspection, a report on state Form 25D-100, with the following information:

a.	A summary of the scope of the inspection.

b.	Name(s) of personnel making the inspection.

c.	The date of the inspection.

d.	Observations relating to the implementation of the SWPPP.

e.	Actions taken as the result of the inspection.

f.	Incidents of non-compliance.

Where a report does not identify incidents of non-compliance, certify that the facility is in compliance with the SWPPP and NPDES General Permit.  The Contractor and the Engineer will sign the report according to the Standard Permit Conditions of the NPDES General Permit, Part 8, Appendix G.  Include reports as an appendix to the SWPPP.

Retain copies of the SWPPP and other records required by the NPDES General Permit, for at least three years from the date of final stabilization.

If unanticipated or emergency conditions threaten water quality, take immediate suitable action to preclude erosion and pollution.

Submit amendments to the SWPPP to correct problems identified as a result of:

1.	Storm or other circumstance that threatens water quality, and

2.	Inspection that identifies existing or potential problems.

Submit SWPPP amendments to the Engineer within seven days following the storm or inspection.

Detail additional emergency measures required and taken, to include additional or modified measures.  If modifications to existing measures are necessary, complete implementation within seven days.

Stabilize areas disturbed after the seeding deadline within seven days of the temporary or permanent cessation of ground-disturbing activities.

Submit a signed NOT to EPA and a copy to the Engineer:

1.	When the Engineer has acknowledged to the Contractor in written form that the project site (including material sources, disposal sites, etc.) has been finally stabilized and storm water discharges from construction activities authorized by this permit have ceased, or

2.	When the construction activity operator (as defined in the NPDES General Permit) has changed and the Engineer provides written notification that the Contractor’s responsibilities with respect to compliance with the NPDES GP on the project have ceased.

If the Contractor fails to coordinate temporary or permanent stabilization measures with the earthwork operations in a manner to effectively control erosion and prevent water pollution, the Engineer may suspend earthwork operations and withhold monies due on current estimates for such earthwork items until aspects of the work are coordinated in a satisfactory manner.

If the Contractor fails to:

1.	Pursue work required by the approved SWPPP,

2.	Respond to inspection recommendations and/or deficiencies in the SWPPP, or

3.	Implement erosion and sedimentation controls identified by the Engineer, the Engineer may, after giving the Contractor written notice, proceed to perform such work and deduct the cost thereof, including project engineering costs, from progress payments.

641-4.01 METHOD OF MEASUREMENT.  Section 109 and as follows:

Items 641(2) and (4) will be measured as specified in the contract or directive authorizing the work.

641-5.01 BASIS OF PAYMENT.  The Bid Schedule will include either Items 641(1) and (2) or Items 641(1), (3), and (4).

1.	Item 641(1) Erosion and Pollution Control Administration.  At the contract lump sum price for administration of work under this Section.  Includes, but is not limited to, plan preparation, plan amendments and updates, inspections, monitoring, reporting, and record keeping.

2.	Item 641(2) Temporary Erosion and Pollution Control.  At the prices specified in the contract to install and maintain temporary erosion, sedimentation, and pollution control measures.

3.	Item 641(3) Temporary Erosion and Pollution Control.  At the contingent sum price shown on the bid schedule to install and maintain temporary erosion, sedimentation, and pollution control measures under the original approved SWPPP and HMCP.

4.	Item 641(4) Temporary Erosion and Pollution Control Amendments.  At the prices specified in the directive for extra, additional, or unanticipated work to install and maintain temporary erosion, sedimentation, and pollution control measures.   work paid under this item will be shown as amendments to the original approved SWPPP or HMCP.

Temporary erosion and pollution control measures that are required at Contractor-furnished sites are subsidiary.

Perform temporary erosion and pollution control measures that are required due to negligence, carelessness, or failure to install permanent controls as a part of the work as scheduled or ordered by the Engineer, or for the Contractor’s convenience, at the Contractor’s own expense.

Permanent erosion and pollution control measures will be measured and paid for under other contract items, when shown on the bid schedule.  (02/19/04)M111

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)  	Erosion and Pollution Control Administration 	Lump Sum

641(3)  	Temporary Erosion and Pollution Control 	Contingent Sum

641(4)  	Temporary Erosion and Pollution Control Amendments 	Contingent Sum

SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

## Special Provisions

642-3.01 GENERAL.  Delete the seventh paragraph.  (03/31/00)R252M98

Add the following after item 10:  Before work on the project, stake and reference the construction centerline.  Reference the existing centerline at 30 meters on tangents, and 15-meter intervals on curves from the beginning and ending of superelevation changes when the roadway is no longer at normal crown.  Also stake the beginning and ending of tapers of the edge of pavement.  The reference stake shall be a minimum of 25 mm by 50 mm by 0.6 meters and be offset 1.2 to 2.4 meters from the shoulder on the right side of the roadway.  They shall show the offset distance to centerline and the station from the beginning of the project.  Ensure that the stakes are visible from the roadway by clearing as necessary.  Maintain staking until the final roadway striping is completed.

11.	Measure and document the actual intersection sight distance triangles at public intersections and driveways.  Measure this after paving, guardrail, and other work affecting intersection sight distance has been completed.  List the actual sight distance available up to 195 meters.  Note locations with greater than 195 meters of sight distance as “195’+”.  Measure sight distance triangles as shown in the following figure by setting up an instrument at the driver’s eye location.  Provide the results in a table format as shown.  Include remarks in a “notes” column, relating minor obstacles or observations that may assist in improving sight distance.  Certify and record the results on standard “letter” sized paper and provide two copies to the Engineer at least two (2) weeks before submitting shop drawings for permanent signing. The Engineer will forward one (1) copy to the Regional Traffic Engineer.  The Regional Traffic Engineer’s office will take up to two (2) weeks to review and require additional warning signs for intersections or driveways as needed.  (02/18/04)R269M98

# Intersection Sight Distance Survey Table

ROAD NAME:___________________________________________________

Stationing 	FROM:______________________________	DATE:_____________

TO:	_________________________________	Surveyor:____________________

| Public Approach or Estimated Driveway Station | Posted Speed Limit (Main Rd) | Sight Distance Back (Left) | Sight Distance Ahead (Right) | # Remarks |
| --- | --- | --- | --- | --- |

Other Notes:

1.

2.

3.

Accepted By: _____________________________________________Date:    ______________

DOT/PF Project Engineer

Intersection Warning Signing

Review Checked By:_______________________________________ Date:   _______________

DOT/PF Regional Traffic Engineer

642-3.02 CROSS-SECTION SURVEYS.  Under the heading “The following shall be required of the Contractor:,” delete item 1 and substitute the following:

1.	Field Books (level, Cross-Section, Slope Stake, etc.).  Hardbound “Rite-in-the-Rain” or similar weather resistant books.  Field books become the property of the Department upon completion of the work.  (03/31/00)R252M98

642-3.03 MONUMENTS. Delete the second sentence of the first paragraph and substitute the following:  Reference property markers/corners, monuments or accessories that may be disturbed or buried during construction.  Prepare and record Monument Record Forms in the appropriate Recorder’s Office before disturbing monuments.  Monument Record Forms may be obtained from the Engineer.  Reestablish monuments in their original position before the completion of the Project. (3/12/03)R269M98

642-4.01 METHOD OF MEASUREMENT.  Add the following:  Clearing required for stake visibility shall not be measured.  Maintenance of stakes will not be measured.

Item 642(15) Intersection Sight Distance Measurement.  By each intersection measured, only after the Engineer has accepted the certified and recorded results.

642-5.01 BASIS OF PAYMENT.  Add the following:  Clearing required for stake visibility is subsidiary to Item 642(1) and no separate payment shall be made.  (02/18/04)R269M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

642(15)  	Intersection Sight Distance Measurement 	Each

SECTION 643

TRAFFIC MAINTENANCE

# Special Provisions

643-1.03 TRAFFIC CONTROL PLAN.  Replace the last paragraph with the following:  The Contractor may request a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project in writing.  If the waiver is approved, movements of oversize and overweight vehicles in or near traffic within the project limits will be done according to the provisions of an approved Traffic Control Plan.  Maintain a minimum 3.6-meter lateral separation between the non street legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations.  (07/02/03)R222M98

Standard Modification

643-1.04 WORKSITE TRAFFIC SUPERVISOR.  Item 1. Qualifications, delete the last paragraph and replace it with the following:  Renew certification no less frequently than every 4 years, and be able to show their certification anytime they are on the project.

Delete item 2.b. and replace it with the following:

b.	Physically inspect the condition and position of traffic control devices used on the project at least once each day and once each night.  Ensure that traffic control devices work properly, are clean and visible, and conform to the approved TCP.  Complete and sign a detailed written report of each inspection on the form provided by the Engineer within 24 hours.

Delete item 2.h. and replace it with the following:

h.	Certify that flaggers are certified as required by subsection 643-3.04.4.  Submit a copy of flagger certifications to the Engineer.  (07/03/03)M108

643-2.01 MATERIALS.  Delete this subsection in its entirety and substitute the following:  Provide traffic control devices conforming to the following requirements:

1.	Signs. Use signs, including sign supports that conform to Section 615, the ATM and ASDS.

a.	Construction Signs:  Use regulatory, guide, or construction warning signs designated in the ASDS.

b.	Permanent Construction Signs:  As designated on the Plans or on an approved TCP.

c.	Special Construction Signs:   other signs are Special Construction Signs.  Clearly and neatly mark the size of each sign on the back in 75-mm black numerals.

2.	Portable Sign Supports.  Use wind-resistant sign supports with no external ballasting.  Use sign supports that can vertically support a 1.2 m by 1.2 m traffic control sign at the height above the adjacent roadway surface required by the ATM.

3.	Barricades and Vertical Panels.  Use barricades and vertical panel supports that conform to the ATM.  Use Type III Barricades at least 2.4 m long.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

4.	Portable Concrete Barriers.  Use portable concrete barriers that conform to the Plans.  For each direction of traffic, equip barriers with at least two side-mounted retroreflective reflectors or a continuous longitudinal stripe of preformed retroreflective pavement marking tape mounted 150 mm below the top of each barrier section. Use yellow reflectors or tape if the Contractor uses barriers at centerline.  Use white reflectors or tape if the Contractor uses barriers on the roadway shoulder.

5.	Warning Lights.  Use Type A (low intensity flashing), Type B (high intensity flashing) or Type C (steady burn) warning lights that conform to the ATM.

6.	Drums.  Use plastic drums that conform to the requirements of the ATM. Use reflective sheeting that meets AASHTO M 268 Type II or III.

7.	Traffic Cones and Tubular Markers.  Use reflectorized traffic cones and tubular markers that conform to the requirements of the ATM. Use traffic cones and tubular markers at least 710 mm high.  Use reflective sheeting that meets AASHTO M 268 Type II or III.

8.	Interim Pavement Markings.  Apply markings according to Section 670 and the manufacturer's recommendations.  Use either:

a.	Paint conforming to subsection 708-2.03 with glass beads conforming to subsection 712-2.08,

b.	Preformed marking tape (removable or non-removable) conforming to subsection 712-2.14, or

c.	Temporary raised pavement markers conforming to subsection 712-2.15 or 712-2.16, as appropriate.

9.	High-Level Warning Devices.  Use high-level warning devices that conform to the ATM.

10.	Temporary Crash Cushions.  Use approved temporary crash cushions conforming to the ATM. Use reflective sheeting that meets AASHTO M 268 Type II or III. Do not use permanent crash cushions as temporary crash cushions. Use sand or water filled crash cushions only when the forecasted temperature during their use is above 5 degrees C.

11.	Sequential Arrow Panels.  Use Type A (610 X 1220 mm), Type B (762 X 1524 mm) or Type C (1220 X 2438 mm) panels that conform to the ATM.

- Portable Changeable Message Board Signs.  Use truck or trailer mounted portable changeable message board signs with a self contained power supply for the sign and with the following features:

- Message sign panel large enough to display 3 lines of 229 mm high characters.

- Eight character display per message line.

- Fully programmable message module.

- The capacity to create, preview, and display new messages and message sequences.

- A waterproof, lockable cover for the controller keyboard.

- An operator’s manual, a service manual, and a wiring diagram.

- Quick release attachments on the display panel cover.

- Variable flash and sequence rates.

- Manual and automatic dimming capabilities on lamp bulb matrix models.

- Locate the bottom of the sign panel at least 2.1 m above the pavement.

- Operate with a battery pack a minimum of 2 hours under full load.

13.	Plastic Safety Fence.  Use 1.2-m high construction orange fence manufactured by one of the following companies, or an approved equal:

a.	“Safety Fence” by Services and Materials Company, Inc., 2200 South “J” Street, Elwood, Indiana, 46036. Phone (800) 428-8185.

b.	“Flexible Safety Fencing” by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706. Phone (800) 648-7974.

c.	“Warning Barrier Fence” by Plastic Safety Systems, Inc. P.O. Box 20140, Cleveland, Ohio, 44120. Phone (800) 662-6338.

14.	Temporary Sidewalk Surfacing.  Provide temporary sidewalk surfacing as required by an approved TCP and the following:

a.	Use plywood at least 12 mm thick for areas continuously supported by subgrade.  Use plywood at least 25 mm thick for areas that are not continuously supported.

b.	Do not use unsupported 25-mm plywood longer than 750 mm.

c.	Use plywood with regular surfaces.  Do not overlap plywood joints higher than 25 mm.

d.	Use a method that will withstand 40 km/h wind velocities to hold temporary surfacing in place.

15.	Temporary Guardrail.  Use temporary guardrail that meets Section 606, except that posts may require placement under special conditions, such as in frozen ground.

- Flagger Paddles.  Use flagger paddles with 600 mm wide by 600 mm high sign panels, 200 mm Series C lettering (see ASDS for definition of Series C), and otherwise conform to the ATM.  Use reflective sheeting that meets AASHTO M 268 Type II or III.  (09/29/00)M91

## Special Provisions

Add the following:

17.	Flexible Markers.  Refer to subsection 606-2.01 Materials.  (07/02/03)R222M98

Add the following subsection:

643-2.02 CRASHWORTHINESS.  Submit documentation, by the method indicated, that the following devices comply with the requirements of the National Cooperative Highway Research Program (NCHRP) Report 350, (Test Level 3) on the given schedule.

| Work Zone Traffic Control Device Compliance with NCHRP 350 |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Category | ## Devices | Compliance Required for New Devices* | Full Compliance Required** | Method of Documentation |
| 1 | Cones, candles, drums w/o attachments, delineators | 10/1/98 | 1/1/02 | Manufacturer’s Certification for devices exceeding height and weight limits |
| 2 | Barricades, portable sign supports, drums w/ lights, other devices weighing less than 45 kg but not included in Category 1. | 10/1/00 | 1/1/04 | FHWA approval letter. |
| 3 | Truck mounted attenuators and portable crash cushions. | 10/1/98 | 1/1/02 | FHWA approval letter. |
|  | Portable concrete barriers | 10/1/02 | 1/1/08 | FHWA approval letter. |

*   Devices purchased after this date.

** Devices used after this date.

Category 1 devices that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350, Test Level 3.  This certification may be a one-

page affidavit signed by the vendor.  Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.  No certification is required for devices within the weight and height limitations.

Composition		Weight		Height

Cones		Rubber			 9 kg	 920 mm

Plastic			 9 kg	1220 mm

Candles	Rubber			 6 kg	920 mm

Plastic			 6 kg	920 mm

Drums		Hi Density Plastic	35 kg	920 mm

Lo Density Plastic	35 kg	920 mm

Delineators	Plastic or Fiberglass	 N/A	1220 mm

For Category 2 and Category 3 devices, see http://safety.fhwa.dot.gov/fourthlevel/hardware/wzd_new.htm.

Submit documentation of compliance to the Engineer before using devices on the project.

(09/29/00)M91

Standard Modification

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:  Immediately notify the Engineer of traffic related accident that occurs within the project limits as soon as the Contractor, an employee, or a subcontractor becomes aware of the accident.  (02/05/04)M112

## Special Provisions

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:  Whenever construction activity encroaches onto the safe route in a traffic control zone, station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.  (07/02/03)R222M98

Standard Modification

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  In the fourth paragraph, third sentence, change “crossings” to “closures”.  (06/25/99)M80

643-3.04 TRAFFIC CONTROL DEVICES.  Delete the sixth paragraph and replace it with the following:  Use only traffic control devices that meet the requirements of the “Acceptable” category in ATTSA “Quality Standards for Work Zone Traffic Control Devices”.

Item 4. Flagging, delete the sixth paragraph and replace it with the following:  Renew flagger training and certification no less frequently than every 4 years.  Flaggers must be able to show their flagger certification anytime they are on the project.  (07/03/03)M108

Delete the first sentence of the eighth paragraph and substitute the following: Items paid under this Section shall remain the Contractor’s property unless stated otherwise.

Add the following to 1. Embankments.:  Close trenches and excavations at the end of each continuous work shift.

Add the following to 3. Fixed Objects.:  Remove obstructions greater than 100 mm above the nominal foreslope grade at the end of each continuous work shift

Delete item 6 and replace with the following:

6.	Street Sweeping.  Keep free of loose material paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

- Power Brooming.  Use a power broom capable of ejecting loose material to the shoulder of the road.  Remove loose material from pave portions of the roadway and haul routes open to the public.  This includes sections of roadway off the project where operations have deposited loose material.

Change items 7 and 8 to 8 and 9 respectively.

Add the following:

10.	ET-2000 LET.  The price listed in the Traffic Control Rate Schedule will be full compensation for the purchase, installation, maintenance during construction, removal and salvaging the ET-2000 LET unit(s).  Deliver the salvaged unit(s) to the nearest DOT&PF Maintenance and Operations’ district office, or as directed by the Engineer.

643-3.05 AUTHORITY OF THE ENGINEER.  Add the following after the second sentence:  In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT.  Add the following:  Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding,” potholes, excessive dust or mud, or dirty or out of place traffic control devices.  The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full unimpeded use by the public.  Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING.  Delete the last sentence and substitute the following:  Unless otherwise determined by the Engineer, do not restrict traffic during the times listed below.

Add the following:

1.	Friday from 1500 to Saturday at 0600.

2.	Sunday from 0900 to Sunday at 2200.

3.	Around holiday:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 1500 on the Friday before the holiday to 0300 on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply from 1500 on the Tuesday before the holiday to 0300 on the Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 1500 on the day before the holiday to 0300 on the Monday after the holiday.

- During the Homer Shorebird Festival (usually held the second weekend in May).

- During Music on the Lawn Festival, at Karen Hornaday park, July 30 and 31, 2005.

Stages: Unless otherwise approved, the project shall be staged as follows:

Stage1:		Bartlett, Station 1+000 (Pioneer) to Station 1+630 (Fairview)

Stage 2:	Bartlett, Station 1+630 (Fairview) to Station 1+920 (Hospital)

Stage 3:	Hohe, Station 2+000 (Fairview) to Station 2+300 (hospital)

Full, unrestricted, through traffic and access to adjacent properties and side streets shall be restored to each stage before traffic and access may be restricted on a subsequent stage.

Closures and restrictions:

1. 	Full closure of the Pioneer-Bartlett intersection will be allowed in conjunction with Stage 1 work, in one 48 hour period, to tie into the existing storm drain system in Pioneer, and install the new manhole and O/GS.

2.	Other sidestreets may be fully closed at their intersection with Bartlett or Hohe for 12 hours to install cross culverts, the storm drain main line, or the water main.

3.	Bartlett and Hohe may be reduced to one lane of northbound traffic during their respective stages of work.

4.	If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

- Obtain the local school bus schedule and coordinate work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.  Make every effort not to delay school buses through the construction work zone.

6.	Traffic shall be kept on paved or RAP surfaces at all times.

643-3.09 INTERIM PAVEMENT MARKINGS.  In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following:  Apply final pavement markings according to subsection 670-3.01, Construction Requirements of these Special Provisions.  (07/02/03)R222M98

Standard Modification

- Add the following new subsection:

643-3.11 HIGH VISIBILITY CLOTHING.  Ensure workers within project limits wear an outer visible surface or layer that complies with the following requirements:

1.	Tops.  Wear fluorescent vests, jackets, or coverall tops conforming to Class 2 at all times.  Class 2 requires at least 0.50 square meters of conforming fluorescent red-orange background material and at least 0.13 square meters of conforming retroreflective striping.  Retroreflective striping shall be fluorescent yellow-green combined-performance material.

The vest, jacket, or coverall top shall have two over the shoulder combined-performance retroreflective stripes, and at least one 360-degree horizontal combined-performance retroreflective stripe around the torso.  Jackets and coverall tops shall have two horizontal combined-performance retroreflective bands on each sleeve; one above and one below the elbow.

2.	Bottoms.  Wear fluorescent red-orange Class E pants or coverall bottoms during nighttime work (sunset to sunrise).  Flaggers shall wear fluorescent red-orange Class E pants or Class E coverall bottoms at all times.  Furnish each garment with two 50-millimeter wide combined-performance fluorescent yellow-green retroreflective horizontal stripes on each leg.

3.	Raingear.  Raingear tops and bottoms, when worn as the outer visible surface or layer, shall conform to the requirements listed above in (1) Tops and (2) Bottoms.

4.	Exceptions.  When workers are inside an enclosed compartment of a vehicle, they are not required to wear high visibility clothing.

5.	Standard.   high visibility garments shall conform to the requirements of ANSI 107-1999 as well as this specification.  Class 2 and Class E garment requirements are defined in that standard.  retroreflective material must also qualify as combined-performance fluorescent material.

6.	Labeling.   garments shall be labeled in conformance with Section 10.2 of ANSI-107-1999.

7.	Condition.  Furnish and maintain vests, jackets, coveralls, rain gear, hard hats, and other apparel in a neat, clean, and presentable condition.  (12/02/03)M109

643-4.01 METHOD OF MEASUREMENT.  Under item 6 “Interim Pavement Markings,” delete the second paragraph.

Add the following:  Payment for high visibility clothing for workers is subsidiary to other items.  (12/02/03)M109

643-5.01 BASIS OF PAYMENT.  Add the following:  The Engineer does not require a change order/directive for Item 643(25), Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Meter | $215.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion / ET 2000 LET | Each | $3,000 |
| Pilot Car | Hour | $65.00 |
| Watering | Kiloliter | $5.25 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Meter | $8.00 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Meter | $12.50 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Meter | $4.00 |
| Temporary Guardrail | Meter | $70.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings Marking Removal | Meter Meter Each Each Meter | $0.90 $2.13 $1.00 $40.00 $3.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $36/hour.  The Engineer does not require a change order/directive for the flagging pay item. Flagging associated with Change Order work will be paid at the prices agreed to in the Change Order, or on a time and materials basis according to subsection 109-1.05.  (07/02/03)R222M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)  	Flagging 	Contingent Sum

SECTION 644

SERVICES TO BE FURNISHED BY THE CONTRACTOR

#### Special Provisions

644-2.01 FIELD OFFICE.  Delete this subsection in its entirety and substitute the following: Furnish and maintain a suitable office for the Engineer, available for occupancy from two (2) weeks before beginning work, through 30 days after issuance of the notice of project completion as defined in subsection 105-1.15.  The following office requirements shall be met:

1.	A minimum of 100 square meters of floor area. The office area shall be divided so that it contains an office room separated by a closable door. The office room shall have a minimum of 15 square meters of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of six (6) electrical outlets.

4.	A minimum of 9 square meters of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities and potable drinking water provided.

7.	Three (3) telephone service lines available at the office location.

8.	If a part of the Contractor’s building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within 1600 meters of the project.

10.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space according to the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

11.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

12.	Provide one mobilization and one demobilization of the Engineer’s office equipment and furniture.

644-2.02 FIELD LABORATORY. Delete sub-item g and substitute the following:

g.	1900 liter capacity tank with a pressure pump or a commercial pressurized system.

Add the following:

- Supply 240 volt, 60 hertz power, a 45 kilogram propane bottle, and a 1900 liter capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

- Provide one mobilization and one demobilization of the Engineer's laboratory equipment.

644-2.05 VEHICLES.  Delete first sentence in the first paragraph and substitute the following: Furnish and maintain four (4) full-size four-wheel drive pickup(s) or sport utility vehicle(s) for exclusive use of the Department throughout the project. Provide vehicles less than 3 model years old, in good condition and with less than 36,000 miles on the odometer.

Delete the second paragraph and substitute the following:  Furnish fuels, maintenance and insurance.  If the Contractor is working after October 1, provide studded snow tires for the vehicles the Contractor provides for the Department’s use.  Equip vehicles used by the Department with CB radios and yellow lightbars wired into the vehicle’s electrical system with a dash mounted switch easily accessible to the vehicle operator.  Provide Code 3; Model 6005H (formerly PE 6200 LE) lightbars, or approved equal.  Approved equals shall have the following characteristics:

- Four (4) 55 watt rotators with amber filters

- 1200 flashes per minute

- Two diamond mirrors

- 1,397 mm in length

The Contractor is responsible for normal wear and tear, and other incidental damage including broken windshields, occurring during the Department’s operation and use.  The Department is responsible for damage to a vehicle caused by its own negligent during operation.

644-3.01 METHOD OF MEASUREMENT.  Delete subparagraph “vehicles” and substitute the following:

Vehicle.  Per each vehicle provided.  If a replacement vehicle is necessary, no additional measurement for payment will be made.  (08/08/03)R245M98

644-4.01 BASIS OF PAYMENT.  In the last full paragraph, beginning with “Furnishing the following is subsidiary”, after “platform scales,” insert “ scale operators.”  (06/25/99)M81

Add the following:  Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory.

(09/28/00)R63M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

644(7)  	Vehicle 	Each

Add the following Section:

SECTION 645

# TRAINING PROGRAM

Special Provisions

645-1.01 DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 OBJECTIVE.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  Enroll minorities and/or women, where possible, and document good faith efforts before the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A-301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j and 7.l, located in the "yellow pages" of this document.

645-3.01 GENERAL.  Determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish before contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following: contribute to the cost of the training, provide the instruction to the apprentice/trainee, or pay the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Before award of the contract, submit Form 25A-311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by you, and approval by the Engineer, of efforts made in good faith that substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved before contract award by the Alaska Department of Transportation and Public facilities (ADOT&PF) Training Program Representative, using Form 25A-310.

The minimum length and type of training for each classification will be established in the training program selected by you.  Training program approval by the Department for use under this Section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the Contractor’s judgment, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and employing that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

Furnish each ADOT&PF training program trainee a copy of the program (Form 25A-310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

Periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

Provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  Submit Form 25A-313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A-310.

645-3.02 Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A-310.  Apprentices in USDOL/BAT training programs shall be paid according to their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A-312.

645-3.03 Subcontracts.  In the event a portion of the work is subcontracted, the Contractor shall determine how many, if any, apprentices/trainees are to be trained by the subcontractor.   Such subcontracts shall include this Section 645, Form 25A-311 and Form 25A-310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied the Contractor according to subsection 645-5.01, Basis of Payment.

645-4.01 Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this Section before  submittal and approval by the Engineer of Form 25A-312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the Contractor’s discretion, graduates early and is employed as a journey worker according to the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of other training program funds received, unless such other funding sources specifically prohibits the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A-311 may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of training programs approved for the project.  No payment or partial payment will be made if the Contractor fails to do the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A-311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A-311), or

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why the Contractor was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.  (10/29/91)S16

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1) 	Training Program, 1 Trainees/Apprentices 	Labor Hour

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE.  Delete this subsection in its entirety and replace with the following:  Submit a detailed initial CPM Schedule at the preconstruction conference for the Engineer’s acceptance as set forth below.

The construction schedule for the entire Project shall not exceed the specified contract time.  Allow the Engineer 14 days to review the initial CPM Schedule.  If revisions are required, make them promptly.  The finalized CPM Schedule must be completed and accepted before beginning of work on the Project.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.  Delete item 2. 60-Day Preliminary Schedule.

Delete the first sentence of item 3. Schedule Updates.  and substitute the following:  Hold job site progress meetings with the Engineer for the purpose of updating the CPM Schedule.  Meet with the Engineer monthly, or as deemed necessary by the Engineer.

(12/13/02)R261M98

Add the following Section:

SECTION 647

EQUIPMENT RENTAL

## Special Provisions

647-1.01 DESCRIPTION.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and operations shall at all times be according to the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor’s supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor’s responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED.  In the performance of this work, furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

Equipment shall be in first-class working condition and capable of full output and production. The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

Equipment shall be fully operational, which includes the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.   Personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

Furnish, without direct compensation, a job superintendent or the Contractor’s representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, furnish, without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS.  The performance of the work shall be according to the instructions of the Engineer, and with recognized standards and efficient methods.

Furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall begin, continue, and stop the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer.  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor’s representative at the end of each shift, and a copy will be provided to the Contractor’s representative.

647-4.01 METHOD OF MEASUREMENT.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas according to the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.

647-5.01 BASIS OF PAYMENT.  Payment for Item 647(1), Wide Pad Dozer, 48 kW Minimum will be paid on a contingent sum basis at the rate of $125/hour.  This shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to extra compensation.  (11/12/98)R15M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

647(1) 	Wide Pad Dozer, 48-kW Minimum 	Contingent Sum

SECTION 670

TRAFFIC MARKINGS

## Special Provisions

***deleted***

***deleted***

***deleted***

670-3.04 PAINT REMOVAL.  Replace the first sentence of the second paragraph with the following:  Remove pavement markings to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement.  Painting over existing striping does not meet the removal requirement.  Do not use any method utilizing burning with an open flame for removing pavement markings on the final paving lift.

670-3.06 TOLERENCES FOR LINE STRIPING.  Delete this subsection in its entirety and replace with the following:

- Length of Stripe.  ± 50 mm

- Width of Stripe.  + 6 mm, - 1.5 mm

- Lane Width.  ± 100 mm from the width shown in the Plans.

- Stripes on Tangent.  Do not vary more than 25 mm laterally within a distance of 30 m when using the edge of the stripe as a reference.

- Stripes on Curves.  Uniform in alignment with no apparent deviations from the true curvature.

- All Stripes.  Keep the center of the stripe within 100 mm from the planed alignment.

- Double Stripes.  ± 6 mm

- Thickness.  Minimum specified to a maximum of + 0.4 mm.

- Depth of Inlay Slot.  Minimum specified to a maximum of – 1 mm.

- Thickness of Protected Inlaid Marking Material.  Minimum specified to a maximum of

+ 1 mm.

If it is determined that the material is being placed too thin, or otherwise not to specification, make immediate adjustments to correct the problem.

Durable pavement markings applied by any method will be unacceptable if:

- The marking is not straight or wide enough.

- The thickness of the line is not uniform or less than specified.

- The top of the line is not smooth and uniform.

- The material is uncured.

- The material blackens or is inconsistent in color.

- The inlay slot is not ground to the specified depth.

- The inlay slot is not filled to the specified depth.

- The edge of the markings are not clear-cut and free from overspray.

- The reflective elements are not properly embedded.

- The markings exhibit poor adhesion.

- The retro-reflectivity of the markings is less than specified.

Perform repairs using equipment similar to the equipment initially used to place the materials.  Do not perform repairs in a “patch-work” manner.  If more than one repair is required in a single 100-m section, grind and repair the entire section.

Add the following Section:

# SECTION 680

# TELEPHONE RELOCATION

Special Provisions

680-1.01 DESCRIPTION.  Work shall consist of furnishing and installing telephone replacements and improvements, including appurtenant facilities, as shown on the Plans or as specified herein.  The Contractor shall also provide as-built drawings according to the conditions prescribed herein.

For the purpose of these specifications, “Telephone Utility” shall mean Alaska Communication System (ACS), which owns and operates aerial and underground telephone distribution facilities along and crossing Bartlett and Hohe Street.

GCI shall mean General Communications Inc., which owns and operates aerial and underground CATV facilities along and crossing Bartlett and Hohe Street.

HEA shall mean Homer Electric Association Inc., which owns and operates aerial and underground electrical facilities along and crossing Bartlett and Hohe Street.

680-1.02 CODES AND STANDARDS.  Conduit materials furnished shall be according to applicable standard of ANSI, ASTM, NEMA, UL, and LOCAL CODES AND PERMITS.  Conduit components shall be installed according to applicable requirements of the NESC.  In a case of conflict between the requirements of any of the above referenced codes and standards and requirements of these Specifications, the requirements of these Specifications shall govern.   materials, devices, and practices shall be according to the applicable requirements of the Federal “Occupational Safety and Health Standards.”

680-1.03 LICENSING REQUIREMENTS.  The Contractor doing the actual work for ACS, HEA, and GCI shall be a licensed electrical contractor by the State of Alaska and must have an employee on staff possessing an Electrical Administrators License in the Outside Linework category.  The license must be assigned to the electrical contractor.   employees of the Contractor installing conduit shall possess a certificate of fitness for electrical work as defined in 8 AAC 90.160, 8 AAC 90.165, and 8 AAC 90.170.  These requirements do not extend engineering or supervisory personnel of the Contractor.

680-2.01 MATERIALS.

The 50 mm (2 inch) and the 150 mm (6 inch) high density polyethylene (HDPE) conduit have a minimum wall thickness of 8.33 mm (0.33-inch) to be according to DR-13.5 ASTM D-3035.

The ACS 50 mm HDPE shall be orange in color.

The GCI 50 mm HDPE conduit shall be black in color.

The HEA 150 mm HDPE conduit shall be red in color.

Nylon pull cord shall be 6.25 mm (0.025 inch) in diameter and rated for 226.8 kg (500 lb.).  The nylon pull cord shall be left in the conduit crossings.  ACS, GCI, and HEA shall approve, before installation, plastic end plugs.

680-2.02 VERIFICATION OF DIMENSIONS.  The exactness of dimensions given on the Plans is not guaranteed and therefore the Contractor shall field verify the accuracy of dimensions.  In cases of interrelation with other work, the Contractor shall verify in the field the dimensions relating to the contiguous work.   errors due to the Contractor’s failure to verify shall be rectified promptly at the Contractor’s expense.

680-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  The ACS, GCI, and HEA inspectors reserve the right to suspend the conduit installation, through the Engineer, any time the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections.  Suspension of work will not entitle the Contractor to an extension of time for the completion of the project and will not entitle the Contractor to extra payment for costs incurred.

Once the work commences, the Contractor, the Engineer, and the inspectors shall meet once each week to review and validate the work completed to date and review the Contractor’s schedule for the following week’s work.  The Contractor shall submit the anticipated hourly work shift schedule in writing by the Wednesday noon before the workweek.

The conduit locations are approximate only and must be field located and confirmed with the Engineer and the ACS, GCI, and HEA inspector before starting work.

The Contractor shall be responsible for the location, shoring, and protection of property (real and personal), in the vicinity of the roadway crossings.  The Contractor shall establish the location of each facility by calling for field locates according to subsection 105-1.06, Cooperation with Utilities.

Temporary bridging for traffic utilized by the Contractor shall be inspected and approved by the Engineer before installation.  The Engineer’s approval does not relieve the Contractor of the responsibility for providing bridging of sufficient size and strength.  The temporary bridging open to public traffic shall provide a smooth driving joint.

Only ACS qualified contractor shall install ACS telephone facilities.  A list of qualified contractors may be obtained by contacting the ACS purchasing office at (907) 564-1414.

680-3.02 GENERAL CONDUIT INSTALLATION REQUIREMENTS FOR ROAD CROSSINGS.  Crossing locations are approximate station only and each crossing will need to be field located and confirmed with the Engineer and ACS, GCI, and HEA inspectors before starting work.

The road crossings shall be installed according to the ACS Conduit Crossing detail shown in the Plans.  The conduit shall be trenched, bored, jacked, or otherwise forced underneath the highway or the conduit may be installed in a casing.

High Density Polyethylene (HDPE) conduit shall be one continuous piece.

HDPE conduit shall be shaded from sunlight as required to prevent curvature and deterioration due to thermal expansion and exposure to sunlight.  Defective HDPE conduit shall not be installed and shall be removed immediately from the site of work.

680-3.03 EXCAVATION, BACKFILL, AND COMPACTION.   Existing underground utilities shall be identified, located, and proper care taken not to damage them.

Excavation shall be inspected and approved by the Engineer before the conduit installation is started.

The minimum depth of bury for each conduit crossing is 1.2 meters below the ditch bottom grade, on a continuous grade unless approved by the Engineer.  The ends of each conduit crossing shall be covered with end caps in such a way that material will not enter the conduits.  The Contractor shall coordinate with the ACS inspector to obtain EMS locators to be placed above each ACS conduit crossing before backfill as detailed on the Plans.  Locators can be obtained from ACS’s Engineer or Inspector.  The Contractor shall, through the Engineer, provide ACS, GCI and HEA with the schedule for each crossing a minimum of three (3) calendar days in advance of construction.

Disposal of waste excavation shall meet the requirements of the subsection 680-3.06, Disposal of Waste Excavation.

Backfill shall be according to Section 203, Excavation and Embankment.  Backfill for the conduit crossings shall be in 200 mm (8 inch) lifts to 95 percent of the maximum density.

Backfill to the bottom of trench grade, if necessary, shall be compacted in 200 mm (8 inch) lifts with material meeting the requirements of Selected Material, Type A.  If large quantities of water are evident, the Contractor may elect to install backfill with 60 mm to 150 mm (2 to 6 inches) of course oversized rock overlaid with geotextile.  Compaction shall be by a minimum of six (6) full width coverages with a mechanical compactor.  The conduit shall then be placed on a 100 mm (4 inch) sand bedding on the trench bottom, with the sand being water compacted to 100 mm (4 inches) above the conduit.  The Contractor shall then use such materials as have been excavated from the trench that meet the requirements of Select Material, Type C, above the conduit sand bedding, up to the bottom of the roadway structural section.

Sand bedding shall meet the requirements of subsection 703-2.12, Sand Blanket.

The Engineer shall randomly test the soil compaction of the trenches at various depths.

The existing asphalt pavement shall be replaced according to Section 401, Asphalt Concrete.

Patching roadway crossing areas after the installation of the conduit crossing shall be done within two (2) calendar days after the completion of the roadway crossing or as approved by the Engineer. The Contractor shall maintain the roadway surface in the conduit crossing locations in such a manner that traffic is not impeded, as directed and approved by the Engineer, until the roadway crossings are paved.

The Contractor shall be responsible, with the Engineer’s approval, to determine the most expedient method to complete the required trench work.   Work across the roadway shall be accomplished according to Section 643, Traffic Maintenance.

680-3.04 CONDUIT ROAD CROSSING USING A CASING.  The Contractor shall submit complete details of the proposed methods, materials, and time schedule to the Engineer before starting work on a crossing that will be using any type of boring equipment.  Work shall not begin until written notification to proceed has been obtained from the Engineer.

There shall be no space between the earth and the outside of the conduit or casing pipe.  Wet bores will not be permitted.  Only enough water to lubricate the casing during installation may be used.

Casing pipe shall be installed using jacking equipment.  Casing shall be installed such that the hole is cased as the earth is removed through the interior of the casing.

Boring without the concurrent installation of the casing pipe will not be permitted.  The installation shall be performed in a manner that will neither disrupt traffic nor damage the sub-grade and will provide accurate alignment and grade of pipe.

Smooth wall casing pipe shall be new and fabricated from welded steel.  The diameter and wall thickness shall be selected by the Contractor to allow for the type of materials encountered.

Joints in the casing pipe shall be welded.  Pipe ends shall be welded.  Pipe ends shall be machine cut and beveled at an angle of 37 ½ degrees.  The beveled ends shall be butted, aligned axially, and welded to provide a full strength joint capable of resisting stresses, including jacking stresses.

Casing pipe shall have an inside diameter that will accommodate a 100 mm (4 inch) conduit and the conduit couplings connecting the lengths of conduit.  Alignment of the bore casing shall be within 0.6 meters (2 feet) of the staked requirements per 30 meters of casing installed.  At no time shall the depth of the bore be less than indicated on the Plans.  The successful bore shall meet the above requirements and allow for 97 percent utilization of the ordered size bore to be considered successful.

680-3.05 CONDUIT TESTING.  The Contractor shall clean and test the conduit upon completion of the installation of the conduit and compaction of the embankment to a minimum of 1.2 m (4 feet) above the conduit.  Conduit, which is not used or tested immediately, shall be plugged at each end.  Before starting the testing of the conduit crossing, the Contractor shall notify ACS, GCI, and HEA five (5) calendar days in advance of testing.

The Contractor shall coordinate with ACS, GCI, and HEA so when testing of the conduit installation is started and completed an ACS, GCI, and HEA inspector is on-site.  As a clearance test, the conduit shall pass a rigid mandrel with a length not less than 0.30 meters (1 foot) and a diameter of 6.25 mm (1/4 inch) less than the inside diameter of the conduit.  Foreign material, earth, sand, and gravel shall be removed from the conduit.

681-3.06 DISPOSAL OF WASTE EXCAVATION.  Waste excavation shall be disposed of by the Contractor within the project limits at locations approved by the Engineer.  Waste disposal areas shall be feathered into surrounding grounds with no noticeable break or variation readily discernible and existing drainage patterns shall be maintained.

680-3.07 AS-BUILT DRAWINGS.  The Contractor shall provide the Engineer as-builts of each crossing.  The elevation of the finish grade, project centerline at the crossing location, and at the end of each conduit crossing shall be recorded.  In addition, the distance left and right of the project centerline of each crossing will also be referenced.  Location and elevation information for each conduit crossing will be documented and stamped by a land surveyor registered in the State of Alaska.

680-3.08 INSPECTION.  ACS, GCI, and HEA inspectors may at any time have access to the project site for the purpose of inspection.  The Contractor agrees to notify ACS, GCI, and HEA at least 48 hours before the start of this project.  Before backfilling the trenches for the conduit, the inspectors will measure the conduit.

680-4.01 METHOD OF MEASUREMENT.   Surveying and staking required for the staking of the 680 items for this project will be measured and paid for under Item 642(2), Construction Surveying.

Temporary bridging and bedding material shall not be measured for payment but will be subsidiary to the conduit items.

Item 680(1A) shall be measured by the meter of conduit installed.

Item 680(1B) shall be measured by the meter of conduit installed.  Both conduits are to be installed into the same trench or approximate location.

Item 680(1C) shall be measured by the meter of conduit installed.   three (3) conduits are to be installed into the same trench or approximate location.

680-5.01 BASIS OF PAYMENT.

Jacking or boring in lieu of trenching shall not be a basis for extra payment.

Item 680(2), Telephone As-Builts will not be measured for payment but will be compensated as a Lump Sum item.

The backfill materials shall be considered subsidiary to the conduit installation if open trenching is used.

Excavation will be subsidiary to Item 203(6A) Borrow, Type A.  If unsuitable material is encountered and excavated 0.6 meters (2 feet) below the conduit and Select Material, Type A is placed as bedding.  In addition, the costs for as-builts, placing end caps, installing pull cords, and placement of EMS markers will not be paid directly but will be subsidiary to the conduit installation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

680(1A)  	1 - 50 mm Telephone Conduit Installation 	Meter

680(1B)  	2 - 50 mm Telephone Conduit Installation 	Meter

680(1C)  	2 - 50 mm and 1 - 150 mm Telephone Conduit Installation 	Meter

680(2)  	Telephone As-Built 	Lump Sum

SECTION 702

ASPHALT MATERIALS

Standard Modification

702-2.01 ASPHALT CEMENTS.  Delete first sentence and replace with:  Meet AASHTO M 320 and the following:

# ADDITIONAL REQUIREMENTS FOR

Performance Graded AsphaltS

PG 58-28	PG 64-28

Softening Point, min. (AASHTO T 53)	49 oC	52 oC

Toughness, min. (ASTM D 5801)	12.4 N-m	12.4 N-m

Tenacity, min. (ASTM D 5801)	8.5 N-m	8.5 N-m

(07/03/03)M104

SECTION 703

AGGREGATES

# Special Provisions

703-2.03 AGGREGATE FOR BASE.  Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 37.5 mm | 100 |  |  |
| 25 mm | 70-100 | 100 | 100 |
| 19 mm | 60-90 | 70-100 | 70-100 |
| 9.5 mm | 45-75 | 50-79 | 50-85 |
| 4.75 mm | 30-60 | 35-58 | 35-65 |
| 2.36 mm | 22-52 | 20-47 | 23-50 |
| 0.600 mm | 10-33 | 10-26 | 13-31 |
| 0.300 mm | 6-23 | 6-19 | 10-26 |
| 0.075 mm | 0-6 | 0-6 | 8-15 |

(2/28/00)R117M98

Standard Modification

***deleted***

703-2.07 SELECTED MATERIAL.  Replace the last sentence in both items 1. and 2. with the following:  The percent passing the 0.075 mm sieve will be determined on minus 75 mm material.  (06/25/99)M82

Add the following:  The source shall be tested before use and the percent passing the 0.02 mm sieve shall not exceed 3 percent.

SECTION 706

CONCRETE AND PLASTIC PIPE

Standard Modification

706-2.06 PLASTIC PIPE FOR SANITARY SEWERS.

Replace “Type S” with “Type S or Type D”.

706-2.07 CORRUGATED POLYETHYLENE PIPE.

Replace “Type S” with “Type S or Type D”.

(02/08/01)M97

SECTION 712

MISCELLANEOUS

###### Special Provisions

712-2.14 PREFORMED PAVEMENT MARKINGS.  Add the following to paragraph A. under item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe areas, the tape length shall, where possible, be a minimum of 30 meters.  (07/15/96)R79M

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS.  Add the following subsection:

2.	Performance Properties:  Add the following:

k.	Adhesion:	To Portland Cement, minimum 13.8 MPa, to asphalt, dependent on tensile failure of the substrate.  (07/17/03)R246M98

SECTION 724

SEED

# Special Provisions

724-2-02. MATERIALS.  Delete this subsection in its entirety and substitute the following:

Meet applicable requirements of the State of Alaska Seed Regulations, 11 AAC 34, Article 1 and Article 4.

Furnish “certified seed” or 4 signed copies of a report certifying that each lot of seed has been tested by an approved laboratory within 9 months of date of application.  Include: name and address of laboratory, date of test, lot number for each kind of seed, and results of test as to name, percentages of purity and germination, and percentage of weed content for each kind of seed furnished.

Meet or exceed the percentages of sproutable seed specified in Table 724-1.

TABLE 724-1

Seed Requirements

| Species | Sproutable Seed*, %, Min. |
| --- | --- |
| Arctared Red Fescue | 78 |
| Egan American Sloughgrass | 67 |
| Norcoast Bering Hairgrass | 71 |
| Nortran Tufted Hairgrass | 71 |
| Wainwright Slender Wheatgrass | 88 |
| Alyeska Polargrass | 71 |
| Bluejoint | 71 |
| Tilesy Sagebrush | 71 |
| Tundra Glaucous Bluegrass | 76 |
| Gruening Alpine Bluegrass | 72 |
| Nugget Kentucky Bluegrass | 76 |
| Beach Wildrye | 70 |
| Annual Ryegrass | 76 |
| Perennial Ryegrass | 76 |

* Sproutable Seed is the mathematical product of Germination and Purity.

(03/05/02)R52M98

Delete this Section in its entirety except for Table 726-1 and substitute the following:

SECTION 726

TOPSOIL

Special Provisions

726-2.01 TOPSOIL.  Furnish topsoil that is representative of the existing, natural organic blanket of the project area.  Perform a quality test, as defined by ALASKA FOP for AASHTO T 267, on the soil to determine the organic content of the soil.  Supply the results to the Engineer.

Soil with an organic content of 5 percent or more may be reused and spread on the finished slopes where topsoil is noted on the plans.  Remove roots, stumps, unnatural material, and rocks greater than 75 mm in diameter from the organic material before it is graded onto the finished slope.

Soil with an organic content of less 5 percent cannot be used as topsoil for the project.  In this case, furnish topsoil consisting of a natural friable surface soil without admixtures of undesirable subsoil, refuse, or foreign materials having an organic content of 5 percent or more, as determined by ALASKA FOP for AASHTO T 267.  The material shall be reasonably free from roots, clods, hard clay, rocks greater than 75 mm in diameter, noxious weeds, tall grass, brush, sticks, stubble or other litter, and shall be free-draining and non-toxic.  Notify the Engineer of the location from which topsoil is to be furnished at least 30 calendar days before delivery of topsoil to the project from that location.  The Engineer will inspect the topsoil and its sources before approval will be granted for its use.  (12/05/01)R208M98

Delete the table for grading requirements in item 3 and substitute the following:

TOPSOIL REQUIREMENTS

| REQUIREMENT | CLASS A | CLASS B |
| --- | --- | --- |
| Sieve Designation | Percent Passing by Weight |  |
| 75 mm | - | 100 |
| 12.5 mm | 100 | - |
| 4.75 mm | 95-100 | 75-100 |
| 1.18 mm | 64-90 | 50-95 |
| 0.075 mm | 30-60 | 20-80 |

(06/09/03)R139M98

SECTION 729

GEOTEXTILES

Standard Modification

729-2.01 EMBANKMENT SEPARATION AND REINFORCEMENT.

1. 	Separation. Replace “(medium survivability)” with “(Class 3)”.

2. 	Reinforcement. Replace “Separation (high survivability)” with “Stabilization”.

729-2.02 SUBSURFACE DRAINAGE AND EROSION CONTROL.

2. 	Erosion Control. Replace “Erosion Control” with “Permanent Erosion Control”.

729-2.04 SEDIMENT CONTROL.

Replace the first sentence with “Meet AASHTO M 288 for Temporary Silt Fence”.

(02/08/01)M98

SECTION 730

SIGN MATERIALS

# Special Provisions

730-2.04 SIGN POSTS.  Under item 1., Metal Pipe Posts, add the following to paragraph a.:  Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Standard Modification

In item 2. Perforated Steel Posts., paragraph a., first sentence, replace “ASTM A 446” with “ASTM A 653 and ASTM A 924”.  (06/25/99)M83

#### Special Provisions

Add the following:

6.	Structural Tubing and W-Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501.  The tubing shall be square and of the dimensions called for in the plans with 5-mm thick walls.  11-mm diameter holes shall be drilled as required to permit mounting of the sign.

b.	W-shape beams shall conform to ASTM A36.

c.	Structural tubing and W-shape beams shall be hot dip galvanized according to 1.b. of this subsection.  Damaged and abraded tubes and beams shall be repaired according to 1.c. of this subsection.

7.	Square Non-Perforated Steel Tubes.

a.	Fabricate from 4.75 mm thick cold-rolled carbon steel sheets, commercial quality, to meet ASTM A 500, Grade B.  Form posts into a steel tube, roll to size, and weld in the corner. Furnish with 11-mm diameter holes drilled or punched as necessary to permit mounting of the sign.

b.	Hot dip galvanize to meet AASHTO M 111 after fabrication.  When cutting metal posts after hot dip galvanizing, minimize damage to the zinc coating and protect exposed surfaces by treating the exposed area.

c.	Repair galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating to meet the applicable provisions of AASHTO M 36.  (08/04/03)R81M98

APPENDIX A

EROSION AND SEDIMENT CONTROL PLAN

AND

PERMIT

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX C

MATERIALS CERTIFICATION LIST