PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

2002 STANDARD SPECIFICATIONS

SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

- Quantity Computations

b.	Cross sections

c.	State of Alaska Department of Transportation and Public Facilities publication, Alaska Storm Water Pollution Prevention Plan Guide, October 2001.  This publication is anticipated to be updated  and available in the summer of 2003.

- Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Utilities Engineer, (907) 269-0647.

3.	The Department has approved an environmental document addressing concerns and environmental commitments and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0549.

4.	The Materials Certification List (MCL) has been included in Appendix C.  This list is provided for the Contractor to determine which materials will require submittal to the Project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

5.	There are interim completion dates required.  See subsections 108-1.07, 108-1.10, and 643-3.08.

6.	The Contractor shall provide 24 hour towing service with a 15 minute response time for disabled vehicle removal for the project segment Sta. “OUT” 128+65 to Sta. “OUT” 192+75.

SECTION 101

DEFINITIONS AND TERMS

## Special Provisions

101-1.03 DEFINITIONS. Add the following definition:

NON-FROST SUSCEPTIBLE MATERIAL. Material that contains 6 percent or less passing the No. 200 screen as determined by sieve analysis performed with WAQTC FOP for AASHTO T 27/T 11on minus 3 inch material.   (11/29/01)R1M98

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provision

Replace subsection 103-1.06 with the following:

103-1.06 INSURANCE REQUIREMENTS. The Contractor shall provide evidence of insurance with an insurance carrier or carriers satisfactory to the Department covering injury to persons and property suffered by the State of Alaska or by a third party as a result of operations under this contract by the Contractor or by any subcontractor.  The Contractor's insurance shall provide protection against injuries to employees of the Contractor and the employees of subcontractors engaged in work under this Contract.  Insurance policies (a) shall comply with AS 21 and (b) shall be issued by insurers that (i) are licensed to transact the business of insurance in the State of Alaska under AS 21 and (ii) have a financial rating acceptable to the Department.

Where specific limits and coverages are shown, it is understood that they shall be the minimum acceptable.  The requirements of this subsection shall not limit the Contractor’s indemnity responsibility under Subsection 107-1.13.  Additional insurance requirements specific to this contract are contained in the Special Provisions, when applicable.

The Contractor shall maintain the following policies of insurance with the specified minimum coverages and limits in force at all times during the performance of the Contract:

1.	Workers' Compensation: as required by AS 23.30.045, for all employees of the Contractor engaged in work under this Contract.  The Contractor shall be responsible for Workers' Compensation Insurance for any subcontractor who performs work under this Contract.  The coverage shall include:

- Waiver of subrogation against the State and Employer's Liability Protection at $500,000 each accident/$500,000 each disease.

- “Other States” endorsement if the Contractor directly utilizes labor outside of the State of Alaska.

- United States Longshore and Harbor Workers’ Act Endorsement, whenever the work involves activity over or about navigable water.

- Maritime Employer’s Liability (Jones Act) Endorsement with a minimum limit of $1,000,000, whenever the work involves activity from or on a vessel on navigable water

- Commercial General Liability: on an occurrence policy form covering operations with combined single limits not less than:

- $1,000,000 Each Occurrence

- $1,000,000 Personal Injury

- $2,000,000 General Aggregate

- $2,000,000 Products-Completed Operations Aggregate

- Automobile Liability: covering all vehicles used in Contract work, with combined single limits not less than $1,000,000 each occurrence.

- Umbrella Coverage: for projects over $5,000,000 not less than $5,000,000 umbrella or excess liability.  Umbrella or excess policy shall include products liability completed operations coverage and may be subject to $5,000,000 aggregate limits.  Further, the umbrella or excess policy shall contain a clause stating that it takes effect (drops down) in the event the primary limits are impaired or exhausted.

- The State of Alaska shall be named as an additional insured on policies required by paragraphs 2 thru 4 above.  The above insurance coverages shall be considered to be primary and non-contributory to  other insurance carried by the State of Alaska, whether through self-insurance or otherwise.

In any contract or agreement with subcontractors performing work, the Contractor shall require that  indemnities and waivers of subrogation it obtains, and any stipulation to be named as an additional insured it obtains, shall also be extended to waive rights of subrogation against the State of Alaska and to add the State of Alaska as an additional named indemnitee and as an additional insured.

The apparent low bidder shall furnish evidence of insurance to the Department before award of the Contract.  The evidence shall be issued to the Department and shall be either a certificate of insurance or the policy declaration page with all required endorsements attached and must:

1.	denote the type, amount, and class of operations covered,

- show the effective (and retroactive) dates of the policy,

- show the expiration date of the policy,

- include all required endorsements,

- be executed by the carrier's representative, and

When a certificate of insurance is furnished, it shall contain the following statement:

“This is to certify that the policies described herein comply with all aspects of the insurance requirements of (Project Name and Number).

The Department’s acceptance of deficient evidence of insurance does not constitute a waiver of Contract requirements.

Failure to maintain the specified insurance or to provide substitute insurance if an insurance carrier becomes insolvent, is placed in receivership, declares bankruptcy or cancels a policy may be grounds for withholding contract payments until substitute insurance is obtained, and may, in the Department's discretion, be grounds for declaring the Contractor in default.

SECTION 105

CONTROL OF WORK

Special Provisions

105-1.06 COOPERATION WITH UTILITIES. Add the following: The Contractor shall request locates from all the utilities having facilities in the area. The Contractor shall use the locate Call Center for the following utilities:

Locate Call Center Anchorage 278-3121 Statewide 800-478-3121 who will notify the following:

ACS Anchorage Municipal Light & Power Anchorage Water & Waste Water Utility Chugach Electric Association DOT Street Lights, State of Alaska Enstar Natural Gas GCI Communications

The Contractor shall call the following agency directly:

DOT/PF Maintenance and Operations 	269-5700

There are various utility appurtenances located within the project limits.  However, it appears there are no utility conflicts within the project scope of works.

Work around those existing utilities not designated for relocation in the plans.  The Contractor shall bear the expense for any changes or relocation requested for Contractor convenience.

Right of Way and/or Construction surveying is required if utility relocation is requested by the Contractor.  And the Contractor shall provide the Utility Companies, through the Engineer, fifteen (15) calendar days advance written notice of the requested relocation.  The Utility Companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work before beginning another section.

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES.  Add the following Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district. (3/21/01)R93

SECTION 106

CONTROL OF MATERIAL

## Special Provisions

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision. The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater. For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States. The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition. These processes include rolling, extruding, machining, bending, grinding, drilling, etc. The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore. It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework). Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement. There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision. Non-conforming products shall be replaced at no expense to the State. Failure to comply may also subject the Contractor to default and/or debarment. False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020. (08/31/99)S 13

106-1.03 TESTING AND ACCEPTANCE.  Add the following:

When the specifications refer to the following test methods, use the corresponding test method shown.

| REPLACE TEST METHOD: | WITH TEST METHOD: |
| --- | --- |
| ATM 203 | Alaska FOP for AASHTO T 267 |
| WAQTC FOP for AASHTO T 89/T 90 | WAQTC FOP for AASHTO T 89 WAQTC FOP for AASHTO T 90 |
| WAQTC FOP for AASHTO T 180 | WAQTC FOP for AASHTO T 99/T 180 and WAQTC TM 9 |
| WAQTC FOP for AASHTO T 224 | Same |
| ATM 212 | ATM T-12 |
| WAQTC FOP for AASHTO T 310 | WAQTC TM 7 |
| WAQTC FOP for AASHTO T 27/T 11 | Same |
| WAQTC TM 1 | WAQTC FOP for AASHTO TP 61 |
| ATM 306 | ATM T-9 |
| ATM 313 | ATM T-13 |
| WAQTC TM 4 | Same |
| WAQTC FOP for AASHTO T 308 | WAQTC FOP for AASHTO TP 53 |
| WAQTC TM 6 | Same |
| WAQTC FOP for AASHTO T 30 | Same |
| WAQTC FOP for AASHTO T 209 | Same |
| WAQTC FOP for AASHTO T 166/T 275 | Same |
| WAQTC TM 8 | Same |
| ATM 412 | None |
| ATM 414 | ATM T-14 |
| ATM 417 | ATM T-17 |
| WAQTC TM 2 | Same |
| WAQTC FOP for AASHTO T 309 | WAQTC TM 10 |
| WAQTC FOP for AASHTO T 119 | Same |
| WAQTC FOP for AASHTO T 121 | Same |
| WAQTC FOP for AASHTO T 152 | Same |
| WAQTC FOP for AASHTO T 23 | Same |
| ATM 520 | ATM T-30 |

(09/04/02)B01

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

## Special Provisions

107-1.02 PERMITS, LICENSES AND TAXES. Add the following: The Contractor shall obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715. If the Contractor discovers cultural resources during construction activities, stop work at that site and notify the Engineer.

The Contractor shall provide a wetland specialist able to conduct wetlands determinations and delineations in accordance with the Corps of Engineers 1987 Wetland Delineation Manual, of any site outside the project limits or not previously permitted, impacted by the Contractor's operations. These delineations will be subject to Corps of Engineers approval.

The Contractor shall provide a copy to the Engineer, of all permits or clearances received prior to Contractor's use of any site outside the project limits. Additionally, the Contractor shall provide the Engineer a written statement that the Contractor has obtained all necessary permits or clearances. The Contractor shall also provide a written statement to the Engineer listing agencies or offices contacted that responded that required no additional action from the Contractor.

The Contractor shall obtain an Endangered and Threatened Species Clearance from the U.S. Fish and Wildlife Service for sites being used outside the project limits.

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.

Add the following: If the Contractor requires water for any construction purpose from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624. (7/30/99)R7M

Replace subsection 107-1.13 with the following:

107-1.13 RESPONSIBILITY FOR DAMAGE CLAIMS. The Contractor shall indemnify, hold harmless and defend the State of Alaska and its agents and employees from claims or actions for injuries or damages whatsoever sustained by any person or property that arise from or relate to, directly or indirectly, the Contractor's performance of the Contract, however, this provision has no effect if, but only if, the sole proximate cause of the injury or damage is the Department’s negligence.  This Contract does not create a third party benefit in the public or any member of the public, nor does it authorize any person or entity not a party to this Contract to maintain a suit based on this Contract or any term or provision of the Contract, whether for personal injuries, property damage or other claim or cause of action.

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.

Add the following before the last paragraph: Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 10 feet of an overhead electrical line.

2.	Operations anticipated being within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment that is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services.

(7/30/99)R170M98

Add the following subsections:

107-1.22 FEDERAL AFFIRMATIVE ACTION. The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program			Section 120

Training Program							Section 645

Federal EEO Bid Conditions						Form 25A301

EEO-1 Certification							Form 25A304

DBE Subcontractable Items						Form 25A324

ADOT&PF Training Program Request				Form 25A310

Training Utilization Report						Form 25A311

Contact Report							Form 25A321A

DBE Utilization Report						Form 25A325C

Summary of Good Faith Effort Documentation			Form 25A332A

Required Contract Provisions, Federal-Aid Contracts		Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.

(9/11/01)S80

SECTION 108

PROSECUTION AND PROGRESS

## Special Provisions

108-1.03 PROSECUTION IN PROGRESS. Add the following under item no. 1: Use the schedule for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department. (4/22/99)R250M98

108-1.06 DETERMINATION AND EXTENSION OF CONTRACT TIME. Add the following to the third paragraph:

In the instance where the Engineer suspends a controlling item of work due to adverse weather conditions for one or more calendar days, the number of days included in the suspension period shall extend the completion date.  (2/15/01)R242M98

108-1.07 FAILURE TO COMPLETE ON TIME. Add the following: ***deleted.***

108-1.10 INTERIM COMPLETION DATES.

Complete the following items of work on or before the date(s) listed.

October 1st 2003

- All embankment work and pavement on the Glenn Highway between Airport Heights and McCarrey overpass up to and including the asphalt concrete type II, class A ***deleted*** layer.

- Embankment work and pavement on Airport Heights between Penland Parkway and station “AH” 34+35.00 up to and including the Asphalt Concrete Type II, Class A layer.

3.	1” pavement planing and 1” asphalt concrete type IV, Class B (station “IN 159+50 to station “IN” 166+00 and station “OUT” 159+50 to station “OUT” 166+00).

4.	Joint patching.

5.	Pavement removal and re-pavement up to asphalt concrete type II, class A layer at Airport Heights/Glenn and Bragaw/Glenn intersections.

6.	Detectable warning tile and approach retrofits.

7.	Temporary lighting.

8.	Painted Interim Pavement Markings.

For each calendar day that the work remains incomplete after the expiration of the interim completion date, the Engineer will deduct a $1,500.00 daily charge from progress payments.

SECTION 109

MEASUREMENT AND PAYMENT

## Special Provisions

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 3, Equipment, part a. Hourly Rental Rates add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.  (1/27/00)R14

109-1.06 PROGRESS PAYMENTS.  Add the following: Failure to submit schedules according to Subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  The Engineer, upon receipt of current schedules from the Contractor, will release this amount.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion, Sediment, and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This amount will be released by the Engineer upon satisfactory completion of the requirements of the permit.

(02/04/02)R137A

Add the following section:

## SECTION 120

## DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds. The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as ADOT&PF deems appropriate. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS. The following definitions will apply.

- Broker. A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF). The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment. The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself. To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its

performance of the work. Other relevant factors will be considered. The Engineer makes the determination of CUF after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE). An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee. Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts. Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer. A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification. For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report. Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer. A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL. The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount. A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

- Phase I - Bid. Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award. The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment. Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report. Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation. Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal. If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal. If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work. The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement. If the Engineer approves a DBE replacement, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal. The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

- Good Faith Effort Criteria. The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening. It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening. The bidder must give the DBEs no less than five days to respond. The bidder may reject DBE quotes received after the deadline. Such a deadline for bid submission by DBEs will be consistently applied. DBEs certified to perform work items identified on

Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor. Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- The bidder may reject non-competitive DBE quotes. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service. Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation. Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding. Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration. Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration. The bidder must exercise such an opportunity within 3 calendar days of notification it has failed to meet the requirements of this subsection. As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The DBE Liaison Officer will make the decision on reconsideration.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so. If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder. The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work. Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section. CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function. In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that all of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking. The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm. A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker. (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified

DBE. The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department. The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- Unless the Engineer approves in writing use the same unit of measure as is contained in the Bid Schedule for subletting items, with the exception of truck hauling.

- The DBE will control all business administration, accounting, billing, and payment transactions. The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE. Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal. The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF. Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE. Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination. The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE. In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials. This shall include DBE trucking firms certified as a subcontractor and not a broker. Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work. If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work.

Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06. (11/17/00)S 33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 DESCRIPTION.  Add the following: This work also consists of pavement planing as specified in this section.

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS, AND CURBS.  Add the following:  Removed pavement and millings from Pavement Planning shall become property of the Contractor.

Add the following Subsection:

202-3.06 PAVEMENT PLANING.  Remove existing asphalt concrete pavement by cold planing at locations shown on the plans.  The surface of the pavement after planing shall be uniformly rough grooved or ridged.

Remove all planed material from the project immediately after planing.

Keep the rotomilled material free from base course and other deleterious material.

During the planing operation, the Contractor shall concurrently sweep the highway with mechanical sweepers equipped with vacuum and water sprinkling devices to control dust and remove all loosened material from the planed areas.

The Contractor shall not allow traffic to travel on surfaces that have an abrupt longitudinal planed edge greater than 2 inches.  In the event that it is necessary to route traffic across such edges, an asphalt concrete transition 2 feet wide shall be placed adjacent to the edge and to all gutters.

Maintain a vertical tolerance of 1/8 inch between adjacent passes with the planer.

The planing machine shall be specifically designed for the removal of bituminous pavement without the addition of heat.  The cutting drum shall be a minimum of 7 feet wide and shall be equipped with cutting teeth placed in a variable-lacing pattern to produce the desired finish.

The planing machine shall have the following capabilities:

1.	operating speeds from 0 to 40 feet per minute,

2.	self propelled,

3.	able to spray water at the cutting drum to minimize dust,

4.	able to remove material next to the gutter,

5.	designed so that the operator can at all times observe the planing operation without leaving the controls,

6.	adjustable as to slope and depth,

7.	longitudinal grade control automatically actuated by the use of two 30 foot skis, (use on both sides of the machine) and

8.	able to cut up to 3 inches without producing fumes or smoke.

The Contractor shall provide a smaller machine to trim areas that are inaccessible to the larger machine at manholes, valve covers, curb returns, and intersections.  (7/30/99)R143M

202-5.01 BASIS OF PAYMENT.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

202(15)	Pavement Planing	Square Yard

#### SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01 DESCRIPTION.  Add the following: Ditch linear grading shall consist of the final shaping of designated ditches and slopes for drainage by grading with a small dozer, motor grader, or other suitable means as shown on the plans and approved by the Engineer.

Special ditch shall consist of the final shaping of designated ditches and slopes for drainage by grading with a small dozer, motor grader, or other suitable means approved by the Engineer.

203-4.01 METHOD OF MEASUREMENT.  Add the following: Measurement of ditch linear grading and special ditch, whether flat bottom or "V" ditch, will be measured for payment by the linear foot along the center of the ditch for each ditch so designated, constructed and accepted by the Engineer.

203-5.01 BASIS OF PAYMENT.  Add the following: Payment for ditch linear grading will be full compensation for furnishing all equipment, labor, tools and incidentals to provide the preparation, excavation and shaping necessary to complete the work.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

203(27)	Ditch Linear Grading	Linear Foot

203(36)	Special Ditch	Linear Foot

SECTION 301

AGGREGATE BASE AND SURFACE COURSE

Special Provision

301-2.01 MATERIALS.  Replace the first sentence with the following:  Use aggregate that conforms to subsection 703-2.03 for gradation D-1.

***Section 306 deleted***

SECTION 401

## ASPHALT CONCRETE PAVEMENT

## Special Provisions

    - DESCRIPTION.  Item 401(9A) work includes the placement of Asphalt Concrete Pavement in rutted areas for pre-leveling before paving the Glenn Highway.

401-2.01 COMPOSITION Of Mixture - Job Mix Design.  ***deleted***

Add the following: The asphalt concrete used as prelevel will be accepted for payment based on the Engineer’s approval of a Job Mix Design and the placement and compaction of the asphalt concrete to the specifications.

Change Type III in Table 401-1 to Type IV.

401-2.03 ASPHALT Materials.

Delete the second paragraph and substitute the following.

Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping. Storage tanks used for the batch shall be noted on the test report. Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project. A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket. The location where antistrip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, Subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Manufacturer shall also certify:

- Date and Time of loading

- Batch number and storage tank

- Type, grade, temperature, and quantity of materials loaded

d.	Type and percent of anti-strip added.

CONSTRUCTION REQUIREMENTS

401-3.12 PLACING AND SPREADING.  Add the following after the first paragraph: The Contractor shall fill ruts with Preleveling Asphalt Concrete, Type IV, Class B.

401-3.13 COMPACTION.  Add the following to the first paragraph: Use pneumatic tire rollers to compact Preleveling Asphalt Concrete, Type IV, Class B.

401-3.15 SURFACE TOLERANCES.  Add the following before the first paragraph: Before placing Stone Mastic pavement, the rutted pavement sections that have been Preleveled with Asphalt Concrete, Type IV, Class B shall be tested after rolling at selected locations using a 10 foot straightedge.  Correct variations from the testing edge, between any two contacts, of more than 3/16 inch.  The preleveling material shall be no greater than 1/2 inch higher than the existing pavement at the edges.

401-3.16 PATCHING DEFECTIVE AREAS.  Add the following: All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01 METHOD OF MEASUREMENT.  Item 401(9A) will be measured by the lane station.  A lane station is defined as 12 feet wide containing two ruts 100 feet long.

401-4.02 ACCEPTANCE SAMPLING AND TESTING.  Replace the last sentence of the seventh paragraph with the following: Use WAQTC FOP for AASHTO T 308 to determine the asphalt cement content.  Determine the moisture content with WAQTC TM 6.

401-5.01 BASIS OF PAYMENT.  Add the following: The anti-stripping additive and asphalt cement required for preleveling the highway shall be subsidiary to Item 401(9A), Asphalt Concrete, Type IV, Class B.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

401(9A)	Asphalt Concrete, 	Lane Station

Type IV, Class B

Add the following Section:

SECTION 407

## STONE MASTIC ASPHALT CONCRETE PAVEMENT

## Special Provisions

407-1.01 DESCRIPTION.  This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the Stone Mastic Asphalt (SMA) Concrete mixture on a previously prepared surface, all as specified in the contract and in conformance with the lines, grades and thicknesses shown on the plans.

Pave Airport Heights Road and Mountain View Drive with Stone Mastic Asphalt Concrete Pavement as specified herein or with Asphalt Concrete Pavement “superpave” as specified in Section 408.

407-2.01 COMPOSITION OF STONE MASTIC ASPHALT CONCRETE MIXTURES - JOB MIX DESIGN.  Stone Mastic Asphalt Concrete mixture shall be composed of aggregate, asphalt cement, and required additives combined within the limits specified in the contract.

Provide a Stone Mastic Asphalt Concrete mixture that meets the Stone Mastic Asphalt Concrete mix design requirements of Table 407-1.

Submit the following to the Engineer at least 15 calendar days prior to the production of Stone Mastic Asphalt Concrete mixture:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-9, Stone Mastic Asphalt Concrete Aggregate.  Stone Mastic Asphalt Concrete mixtures produced from different plants shall not be mixed.

2.	Representative samples of each of the aggregates to be blended.  Total sample size of 500 pounds proportioned to the Job Mix Design blend.

3.	A minimum of five gallons, in one-gallon metal containers, of the asphalt cement proposed for use in the mixture.  Include name of product, manufacturer, test results as required in Section 702, manufacturer's certificate of compliance with Section 702, and a recommended mixing temperature

4.	A minimum one-pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

5.	A minimum 5 pound sample of the cellulose stabilizing additive proposed for use in the mixture, including name of product, manufacture, test results as required in Section 407-2.05 and manufactures certificate of compliance with Section 407-2.05.

The Engineer will then evaluate the material and the proposed gradation using the Superpave Gyratory Compactor, AASHTO PP 41, and the mix design requirements of Table 407-1 to establish the Job Mix Design.  Approved Job Mix Designs will become a part of the contract and will specify the target value for asphalt cement content, additives, and the allowable mixing temperature range.  Up to 12 working days will be required to determine the Job Mix Design after receipt of all items specified above.

TABLE 407-1

STONE MASTIC ASPHALT CONCRETE

MIX DESIGN REQUIREMENTS

| Design Parameters | Requirement |
| --- | --- |
| Voids in total mix, percent | 4 |
| Compaction, Gyration Ndesign | 100 |
| Dust-asphalt ratio (the percent of material passing the No. 200 sieve divided by the percent of effective asphalt cement, by weight of mix) | 0.6-1.6 |
| Voids in the mineral aggregate (VMA), min. | 18.0 |
| Voids In Coarse Aggregate (VCA) Of The Mix, % | Less Than VCA Of The Coarse Aggregate As Determined By AASHTO T 19 |
| Rut Index, mm, maximum. | 3 |
| Minimum Asphalt Cement Content % | 6.2 |

Approved Job Mix Designs will have the full tolerances shown in Table 407-4 applied and will not be limited to the broad band listed in Table 703-9.  Tolerances will not be applied to the largest sieve specified.

Submit changes in the Job Mix Design warranted by failure to meet the requirements of Table 407-1, changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio in the same manner as the original submittal.  A new Job Mix Design will only apply to Stone Mastic Asphalt Concrete mixture produced after submittal of the changes.

All mix designs after a Job Mix Design has been approved will be assessed a fixed fee of $3,500.00 each.

407-2.02 AGGREGATES.  Aggregates shall be of the type specified in the contract and shall conform to the requirements of Subsection 703-2.13.  Use a minimum of three stockpiles for crushed Stone Mastic Asphalt Concrete aggregate (coarse, intermediate, and fine).

407-2.03 ASPHALT MATERIALS.  Provide the grade of asphalt cement specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702.  When not specified, the grade of asphalt cement shall be PG 58-28.

Asphalt cement may be conditionally accepted at the source by providing a manufacture's certificate of compliance in accordance with Subsection 106-1.05, and test results of the applicable quality requirements of Section 702 before the material is shipped.

Shipping documents shall include the following:

1.	Manufacturers certificate of compliance, Subsection 106-1.05

2.	Conformance test results of the batch, Section 702.

3.	Manufacturer shall also certify:

- Date and Time of loading

- Batch number and storage tank

- Type, grade, temperature, and quantity of materials loaded

- Type and percent of anti-strip added.

407-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM T-14 and included in the approved Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.

407-2.05 STABILIZING ADDITIVES.  Use cellulose stabilizing additives.  The dosage rate for cellulose is 0.3 percent by weight of the total mix.  The allowable tolerance per ton shall not exceed 10 percent of the required weight of the stabilizing additive.

The cellulose stabilizing additive shall conform to the properties shown in Table 407-2.

TABLE 407-2

CELLULOSE STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Sieve Analysis: Method A - Alpine Sieve Analysis(1): Fiber Length Percent passing No. 100 sieve Method B - Mesh Screen Analysis(2): Fiber Length Percent passing No. 20 sieve Percent passing No. 40 sieve Percent passing No. 140 sieve | 0.25 inches (max) 60-80 0.035”-0.06” (avg.) 75-95 55-75 10-30 |
| Ash Content(3) | 20% non-volatiles (max) |
| pH(4) | 7.5 +/-1.0 |
| Oil Absorption(5) | 5.0 +/-1.0 times fiber weight |
| Moisture Content(6) | < 5% |
| Bulk Density(7) | 1.25-2.50 lbs/ft3 |

Notes:

(1)	Method A - Alpine Sieve Analysis.  This test is performed using an Alpine Air Jet Sieve (Type 200 LS).  A representative five gram sample of fiber is sieved for 14 minutes at a controlled vacuum of 22 inches (+/- 3 inches) of water.  The portion remaining on the screen is weighed.

(2)	Method B - Mesh Screen Analysis.  This test is performed using standard No. 20, 40, 60, 80, 100, and 140 sieves, nylon brushes and a shaker.  A representative 10 gram sample of fiber is sieved, using a shaker and two nylon brushes on each screen.  The amount retained on each sieve is weighed and the percentage passing calculated.

(3)	Ash Content.  A representative 2-3 gram sample of fiber is placed in a tared crucible and heated between 1100 and 1200 F for not less than two hours.  The crucible and ash are cooled in a desiccator and reweighed.

(4)	pH Test.  Five grams of fiber is added to 100 ml of distilled water, stirred and let sit for 30 minutes.  The pH is determined with a probe calibrated with pH 7.0 buffer.

(5)	Oil Absorption Test.  Five grams of fiber is accurately weighed and suspended in an excess of mineral spirits for not less than five minutes to ensure total saturation.  It is then placed in a screen mesh strainer (approximately 0.5 square millimeter hole size) and shaken on a wrist action shaker for ten minutes (approximately 1-1/4 inch motion at 240 shakes/minute).  The shaken mass is then transferred without touching, to a tared container and weighed.  Results are reported as the amount (number of times its own weight) the fibers are able to absorb.

(6)	Moisture Content.  Ten grams of fiber is weighed and placed in a 250 F forced air oven for two hours.  The sample is then reweighed immediately upon removal from the oven.

(7)	Bulk Density.  Fluff fiber with air or Hobart Mixer, weigh out 25 grams of fiber, place in 100 ml cylinder, tap cylinder and measure volume.

407-2.06 PROCESS QUALITY CONTROL.  Sample and test materials for process QC of the Stone Mastic Asphalt Concrete mixture in accordance with Subsection 106-1.03.

Failure to perform process QC forfeits the Contractor's right to retests as provided for in Subsection 407-4.02.

CONSTRUCTION REQUIREMENTS

407-3.01 WEATHER LIMITATIONS.  Do not place Stone Mastic Asphalt Concrete mixture when it is raining or when rain is imminent, on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture.  Do not place Stone Mastic Asphalt Concrete mixture unless the surface temperature is 50 degrees F or warmer, or after August 15 of any year.

407-3.02 EQUIPMENT.  Use equipment in good working order and free of asphalt concrete mix buildup.  Make all equipment available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

407-3.03 BITUMINOUS MIXING PLANTS.  Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the data to the Engineer at least one day prior to Stone Mastic Asphalt Concrete production.    Maintain a current Air Quality Permit issued by the State Of Alaska.

Provide a scalping screen on the asphalt plant to prevent oversize material or debris from being incorporated into the Stone Mastic Asphalt Concrete mixture.  Provide aggregate and asphalt cement sampling locations meeting OSHA safety requirements.

Do not use proportioning (batch) scales for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

407-3.04 HAULING EQUIPMENT.  Haul Stone Mastic Asphalt Concrete mixture in trucks with tight, clean, smooth metal beds thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent.  Do not use any petroleum product (e.g. diesel or fuel oil) as an asphalt release agent.

Cover the Stone Mastic Asphalt Concrete mixture with a secured watertight canvas cover extending at least one foot over the sides and end of the truck bed. ***deleted***

407-3.05 ASPHALT PAVERS.   Use self-propelled asphalt pavers equipped with a heated vibratory screed. Control grade and cross slope with automatic grade and slope control devices.  Use an erected string line, a mobile string-line (ski) at least 30 feet in length, or other approved grade follower to automatically actuate the paver screed control system. Use grade control on either  a) both the high and low sides or b) grade control on the high side and slope control on the low side.

Equip asphalt pavers with a receiving hopper having sufficient capacity for a uniform spreading operation.  Equip receiving hoppers with a distribution system to place the Stone Mastic Asphalt Concrete mixture uniformly in front of the screed.

Use a screed assembly that produces a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the Stone Mastic Asphalt Concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Place auger extensions within 1.5 feet of the screed extension on both sides, or per written manufacturer’s recommendations.

The use of a pickup machine to transfer Stone Mastic Asphalt Concrete mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collecting the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any detrimental effects are observed.

407-3.06 ROLLERS.  Supply a minimum of three rollers weighing a minimum of 12 tons each to compact the Stone Mastic Asphalt Concrete mixture to the required density while maintaining the pace of the paving operations.  Rollers shall be of the static steel wheel or vibratory steel wheel type.  The roller drums shall be a minimum of 7 feet wide.  Use self-propelled rollers specifically designed to compact hot asphalt concrete mixtures and capable of reversing without backlash.  The use of equipment that results in crushing of the aggregate, or pick-up of the Stone Mastic Asphalt Concrete mixture will not be permitted.

Follow the paving plan established for the project.

407-3.07 PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces in conformance with the plans and specifications.  Clean existing paved surfaces of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

After completion of planing of a section of the roadway, the Engineer shall inspect that section for areas of distress or failure.  Areas requiring repair shall have the remaining pavement removed, and the distressed area shall be excavated to the depth and limits directed by the Engineer.  Backfill the excavated area with crushed aggregate base course material in conformance with the requirements of Section 301, asphalt concrete leveling course, or with Stone Mastic Asphalt Concrete as directed by the Engineer.

Prior to placing Stone Mastic Asphalt Concrete mixture, uniformly coat pavement surfaces and contact surfaces of curbing, gutters, manholes, and other structures with tack coat material conforming to Section 402.

407-3.08 PREPARATION OF ASPHALT.  Provide a continuous supply of the asphalt cement to the mixer at a uniform temperature, within the Job Mix Design mixing temperature range.

407-3.09 PREPARATION OF AGGREGATES.    Provide adequate dry storage for the mineral filler and stabilizing additive.  Dry the aggregate for Stone Mastic Asphalt Concrete so the moisture content of the Stone Mastic Asphalt Concrete mixture is less than 0.5% (by total weight of mix) as determined by WAQTC TM 6.

Heat the aggregate for Stone Mastic Asphalt Concrete to a temperature compatible with the mix requirements specified.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  Stone Mastic Asphalt Concrete mixture in which soot or fuel is present is considered unacceptable per Subsection 105-1.11.

407-3.10 MIXING.  Uniformly combine the aggregate, asphalt cement, additives, and stabilizing additives in the amounts required by the Job Mix Design.  Mix the materials such that a complete and uniform coating of the aggregate is obtained.

1.	For batch plants.  Add the stabilizing additive through a separate inlet directly into the weigh hopper above the pugmill.  Time the addition of the stabilizing additive to occur during the hot aggregate charging of the hopper.  Provide adequate dry mixing time to ensure proper blending of the aggregate and fiber stabilizer.

2.	For drum mix plants.  Add cellulose stabilizing additive into the drum mixer at the same point the asphalt cement is added.  Operate the drum mixer to ensure complete blending of the stabilizing additive into the mix.

Dry mix Stone Mastic Asphalt Concrete with cellulose stabilizing additive a minimum of 15 seconds, and wet mix a minimum of 40 seconds.  In batch plants, place the dry aggregate in motion immediately before the addition of asphalt cement.  Use a wet mixing time adequate to obtain 98% coated particles when tested in accordance with AASHTO T 195.

Mix the Stone Mastic Asphalt Concrete within the temperature range determined by the Job Mix Design.

Proportion the mineral filler into the mixture uniformly and in the desired quantities.  Provide appropriate equipment for accurately proportioning the relatively large amounts of mineral filler required for a Stone Mastic Asphalt Concrete mixture.

407-3.11 TEMPORARY STORAGE OF ASPHALT CONCRETE MIXTURE. Temporary storing or holding Stone Mastic Asphalt Concrete mixture in silo type storage bins is permitted provided that the characteristics of the Stone Mastic Asphalt Concrete mixture are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Dispose of rejected Stone Mastic Asphalt Concrete mixture at no cost to the Department.

407-3.12 SPREADING AND PLACING.  Submit a Paving Plan for the Engineer's review a minimum of five working days prior to initiating paving operations.  The plan shall consist of, but not be limited to the following:

1.	Paving schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.  Process control testing frequency for gradation, moisture, asphalt cement content, and compaction.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, and weight of rollers, and number of impacts per foot.

e.	Location and method of constructing longitudinal and transverse joints.

f.	Construction plan for paving intersections and driveways.

Place Stone Mastic Asphalt Concrete mixture upon an approved surface, spread and strike off and compact to the required compacted thickness.  Spread and compact in one layer if the total thickness is 3 inches or less.  Use asphalt pavers to distribute the Stone Mastic Asphalt Concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 407-3.14.

Use hand tools to spread, rake, and lute the Stone Mastic Asphalt Concrete mixture in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.  In such areas, compact the Stone Mastic Asphalt Concrete mixture to the required compacted thickness.

Any Stone Mastic Asphalt Concrete mixture that is contaminated or segregated will be rejected.

Pave adjacent traffic lanes to the same elevation within 24 hours when the section of roadway being paved is open to traffic unless prevented by weather or other factors beyond control.  Place approved material against the outside pavement edge when the drop-off exceeds 2 inches.

When multiple lifts are specified in the contract, do not place the final lift until all lower lifts throughout that section, as defined by the Paving Plan, have been placed and accepted.

Do not pave against new concrete curb until it has cured for at least 72 hours.

407-3.13 COMPACTION.  Immediately after spreading, thoroughly and uniformly compact the Stone Mastic Asphalt Concrete mixture by rolling.

Roll with a minimum of three steel wheel rollers of a minimum weight of 12 tons each.  Follow the paving plan established for the project to provide the specified pavement density.  Rollers with vibratory engaged may be used for a maximum of three passes.  Operate rollers at a uniform speed to obtain no less than 10-12 impacts per foot with the drive roller nearest the paver.  Set rollers for high frequency and low amplitude.  Verify roller settings in the presence of the Engineer.  Roll until all roller marks are eliminated and the specified pavement density has been obtained.

Prevent adhesion of mixture to the rollers by moistening the wheels with water mixed with detergent or other approved material.  Replace rollers showing evidence of excessive pick-up.

Stop rolling operations once sufficient in-place density has been achieved.  Where migration of asphalt cement and filler to the compacted pavement surface has occurred, remove and replace with fresh Stone Mastic Asphalt Concrete mixture.

The target value for density will be 94% of the maximum specific gravity (MSG) as determined in accordance with WAQTC FOP for AASHTO T 209.  For the first lot of Stone Mastic Asphalt Concrete, the Job Mix Design will determine the MSG.  For additional lots, the MSG will be determined by the sample from the first sublot of the lot.  Acceptance testing for field density will be determined in accordance with WAQTC FOP for AASHTO T166/T 275 except that a minimum 6 inch diameter core is required.  (Acceptance testing for field density of leveling course will not be done.)

Grade with rakes and lutes and compact with mechanical tampers areas not accessible to rollers.  Use a trench roller in depressed areas to achieve the required compaction.

Remove any Stone Mastic Asphalt Concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective and replace with fresh Stone Mastic Asphalt Concrete mixture and compact to conform to surrounding areas.  Remove and replace any area showing an excess or deficiency of asphalt cement.

Do not leave rollers, other equipment, or vehicles standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

407-3.14 JOINTS.  Minimize the number of joints and construct to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.

The minimum specification for longitudinal joint density will be 91 percent of the MSG of the panel completing the joint.  Cut one minimum 6 inch diameter core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  Density will be determined in accordance with WAQTC FOP FOR AASHTO T166/T 275.

If the average joint density for any lot is less than 91.0% MSG, immediately change and improve the method used for joint construction

If the average joint density of a lot is less than 91.0% MSG, seal the joints constructed in that lot with a joint sealing method approved by the Engineer.

No additional cost or contract time will be paid to repair or seal joints.  Seal or repair joints before paint striping.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Remove full depth improperly formed joints resulting in surface irregularities, replace with fresh Stone Mastic Asphalt Concrete mixture, and thoroughly compact.  Do not roll joints after the material has cooled below 150 degrees Fahrenheit.  All pavement removal shall be precut to a neat line with a power driven saw.

Apply a tack coat of asphalt cement or asphalt emulsion on all cold joints and allow to break prior to placing any fresh Stone Mastic Asphalt Concrete mixture against the joint.  Apply the tack coat just prior to paving.

Form transverse joints by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.  Skew transverse joints between 15-25 degrees.

Offset longitudinal joints in one layer from those in the layer immediately below by at least 6 inch.  Align the joints in the top layer at the centerline or lane lines.  Where pre-formed marking tape striping is required, offset the longitudinal joint in the top layer not more than 6 inch from the edge of the stripe.

407-3.15 SURFACE TOLERANCE.  The surface of the Stone Mastic Asphalt Concrete will be measured after final rolling at selected locations using a 15 foot straightedge.  Correct variations of the surface greater than 0.25 inch from the testing edge of the straightedge between any two contacts.

The Engineer will measure the smoothness of the top lift of the asphalt in all of the driving lanes with an inertial profiler before construction begins and later before final acceptance of the project, but after completion of corrective work.  No measurements will be taken in turn lanes, lane transitions, or within 25 feet of bridge abutments or matches with an existing pavement.  Smoothness will be measured in the left wheel path of each lane and reported as profilograph results (PrI) filtered with a 0.2 inch blanking band.  Report PrI as a job average for all measured lanes, calculated to the nearest 0.1 inch per mile.

Any portion of final pavement surface having a smoothness PrI greater than 15.0 inches/mile in a 0.10 mile segment shall be removed and replaced.

Furnish any required traffic control devices or flagging in accordance with Section 643.

407-3.16 PATCHING DEFECTIVE AREAS.  Remove any Stone Mastic Asphalt Concrete mixture that becomes contaminated with foreign material, is segregated, or is in any way defective.  Skin patching is not permitted.  Remove defective materials for the full thickness of the course.  Cut the pavement so that all edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees.  Coat edges with tack coat conforming to Section 402 and allow to cure.  Place and compact fresh Stone Mastic Asphalt Concrete mixture in sufficient quantity so that the finished surface conforms to grade and smoothness requirements.  Compact the Stone Mastic Asphalt Concrete mixture to the density specified.  No payment shall be made for material replacing defective material.  All costs associated with patching defective areas shall be borne by the Contractor.

407-3.17 TEST SECTION.  Place a minimum of 300 tons of Stone Mastic Asphalt Concrete mixture in a test section at a location approved by the Engineer 5 days prior to proceeding with Stone Mastic Asphalt Concrete paving.  Use an underlying grade or pavement structure similar to project conditions for the test section.  Use the test section to verify plant calibration and compaction characteristics of the Stone Mastic Asphalt Concrete mixture.  Use the same equipment that will be used for the project.

Stone Mastic Asphalt Concrete mixture placed in the test strip that duplicates mix design parameters and meets specifications will be measured and paid for at contract prices.  No payment will be made for mixture that does not duplicate the mix design and meet specifications. If the test strip is placed within the project limits and does not meet specifications, shall be removed at the Contractor's expense.  Additional test sections will continue to be placed until all criteria are meet.

407-4.01 METHOD OF MEASUREMENT.  Stone Mastic Asphalt Concrete mixture will be measured by the ton in accordance with Section 109.  The weight used shall be the tons used in the accepted pavement and no deduction will be made for the weight of asphalt cement material, anti-stripping agent or any other additive used in the mixture.

A price adjustment, when applicable, will be made based on a quality level analysis under Subsection 407-4.03.

Asphalt cement will be measured by the ton based on the weight of asphalt cement calculated using the percent of asphalt cement for each sublot as determined by WAQTC TM 4.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.

The Engineer may direct at any time that tankers be weighed before and after unloading in his presence.  If the weight determined at the project varies more than one percent from the invoice amount, payment will be based on the weight determined at the project.

No payment will be made for any asphalt cement in excess of 0.4 percent above the optimum asphalt cement content specified in the Job Mix Design.

Any leftover, waste, or diversion will be computed in a manner to be determined by the Engineer.  The weight of asphalt cement in waste Stone Mastic Asphalt Concrete will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Longitudinal joints will be measured by the foot.  The distance measured will be in both directions from a longitudinal joint core location to a point equal distant to the next longitudinal joint core.

407-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of Stone Mastic Asphalt Concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project The Engineer shall perform acceptance sampling and testing.  The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 5,000 tons.  The lot will be divided into sublots of 500 tons, each randomly sampled and tested for asphalt cement content, density, and gradation in accordance with this subsection.  If the project has more than one lot and less than eight additional sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the price adjustment computed for the prior lot will include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1, 500 tons and 4,999 tons, the contract quantity will be considered one lot.  The lot will be divided into 10 equal sublots and randomly sampled for asphalt cement content, density and gradation in accordance with this subsection except that retests will not be allowed.  The lot will be evaluated for price adjustment in accordance with subsection 407-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt cement content and density.

If the contract quantity is less than 1,500 tons, Stone Mastic Asphalt Concrete pavement shall be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the Stone Mastic Asphalt Concrete mixture to the specified depth and finished surface requirements and tolerances.  Any area of finished surfacing that is segregated, fails to meet surface tolerance requirements, cools to below 150 degrees F before completing compaction, or is any other way defective shall be removed and replaced with fresh Stone Mastic Asphalt Concrete mixture.  Removal and replacement of defective pavement shall be at no additional cost to the Department.

Asphalt cement content will be determined from Stone Mastic Asphalt concrete mixture samples in accordance with WAQTC TM 4.  Aggregate gradation will be determined in accordance with WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO TP 53) has burned off the asphalt cement.  Stone Mastic Asphalt Concrete mixture samples will be taken from behind the screed before compaction.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if requested.

Cut full depth core samples from the finished lift for density acceptance testing in accordance with WAQTC FOP for AASHTO T 166/T 275 within 24 hours of final rolling.  Neatly cut 6-inch minimum diameter core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the cores while removing.  Do not cut samples from Stone Mastic Asphalt Concrete mats on bridge decks.  Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  The accrued amount will be subtracted under Item 407(5), Asphalt Price Adjustment.

Backfill all voids left by sampling with fresh Stone Mastic Asphalt Concrete mixture and compact within 24 hours of sampling.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day. The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

Samples will be evaluated for acceptance in accordance with Subsection 407-4.03.

A retest of any sample outside the limits specified in Table 407-4 may be requested.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  Verbal requests with the written request to be delivered after the specified 7 days will not be accepted.  The sample(s) for retesting shall be taken within 24 hours of the notice to the Engineer requesting the retest(s).  The Engineer will mark the sample location for the retest.  Failure to provide the sample(s) for retesting within the specified period forfeits the right for a retest for the affected sample(s).  The original test result will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample will be allowed.

Remove and replace at no additional expense to the Department any sublot represented by a test or retest that meets or exceeds any of the rejection limits in Table 407-4.  The Engineer will determine the limits of the material represented by the sublot.

407-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to Stone Mastic Asphalt Concrete mixture when the contract quantity equals or exceeds 5,000 tons except as defined in Subsection 407-4.02.  The longitudinal joint density price adjustment will apply when Stone Mastic Asphalt Concrete quantities are equal to or greater than 1,500 tons.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis Method as specified in Subsection 106-1.03 to determine the estimated percent of a lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in accordance with SP-7, the Standard Practice for Determination of Outlier Test Results.  Outlier test results shall not be included in the price adjustment calculations.  If any sieve size on a gradation test, or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sample will not be included in the price adjustment.  The density test result for that sample will be included in the price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price adjustment but the gradation and asphalt cement content results for that sample will be included provided neither is an outlier.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean  and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the specification limits of a material that is acceptable as a process average and receive 100 percent pay.  The Contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size specification for gradation shall be 1.00.  The price adjustment is based on the lower of two pay factors.  The first factor is a composite pay factor for Stone Mastic Asphalt Concrete mixture that includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing non-specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and the Engineer identifies that there are no isolated defects.  A lot containing non-specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with Subsection 105-1.11.

The Engineer can reject material that appears to be defective based on visual inspection.  Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis.  Procedures for computation of composite pay factors are as follows:

1.	Eliminate test results found to be outliers by SP-7 (Standard Practice for Determination of Outlier Test Results) and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean  of the remaining test results:

Where:	Σ  =  summation of

x  =  individual test value to xn

n  =  total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the No. 200 sieve.   is rounded to the nearest hundredth for asphalt content and the No. 200 sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

Where:	Σ(x2)  =  summation of the squares of individual test values.

(Σx)2  =  square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest 0.01 for density and all sieve sizes except the No. 200 sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt content and the No. 200 sieve.

If the computed sample standard deviation (s) is less than 0.001, then use s = 0.20 for density and all sieve sizes except the No. 200 sieve.  Use s = 0.020 for the No. 200 sieve and asphalt cement content.

3.	Compute the Upper Specification Limit (USL) and Lower Specification Limit (LSL).  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 407-4.  The tolerances for the largest sieve specified will be plus 0% and minus 1%.  The TV is the specification value defined by the Job Mix Design.  The TV for density is 94 percent of the maximum specific gravity (MSG).  The LSL for density is 92 percent of MSG and the USL is 96%.

4.	Compute the upper quality index (QU):

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	Compute the lower quality index (QL):

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	Determine PU (percent within the upper specification limit that corresponds to a given QU) from Table 106-1.  For negative values of QU, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

7.	Determine PL (percent within the lower specification limit that corresponds to a given QL) from Table 106-1.  For negative values of QL, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

8.	Determine the Quality Level (QL), the total percent within specification limits, for aggregate gradation, asphalt cement content, and density.

QL = (PL + PU) - 100

9.	Using the Quality Levels from step 8, determine the lot Pay Factor for Density (DPF), and gradation and asphalt cement content pay factors (PF) from Table 106-2.

- Calculate the lot Stone Mastic Asphalt Concrete mixture Composite Pay Factor (CPF) for asphalt cement content and gradation using the following formula:

Round the Composite Pay Factor (CPF) to the nearest hundredth.

CPF=[f34} }  \(  { ital PF}  rSub { size 8{3/4)+f12} }  \(  { ital PF}  rSub { size 8{1/2)+.......fac(PFac)]Σf

Table 407-5 is used to determine the weight factor (f) for each sieve size and asphalt cement content.

Table 407-4

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL | Rejection Limits |
| --- | --- | --- | --- |
| ¾ inch sieve | TV-4.0 | TV+4.0 | TV + 6.0 |
| ½ inch sieve | TV-4.0 | TV+4.0 | TV + 6.0 |
| 3/8 inch sieve | TV-4.0 | TV+4.0 | TV + 6.0 |
| # 4 sieve | TV-4.0 | TV+4.0 | TV + 5.0 |
| # 8 sieve | TV-4.0 | TV+4.0 | TV + 5.0 |
| # 200 sieve | TV-2.0 | TV+2.0 | TV + 3.0 |
| Asphalt % | TV-0.40 | TV+0.40 | TV + 0.5 |
| Density | 92% | 96% | 91% or 98% |

Table 407-5

WEIGHT FACTORS

| Sieve Designation | Factor (f) |
| --- | --- |
| ¾ inch sieve | 2 |
| ½ inch sieve | 10 |
| 3/8 inch sieve | 10 |
| # 4 sieve | 10 |
| # 8 sieve | 8 |
| # 200 sieve | 20 |
| Asphalt % | 40 |

407-5.01 BASIS OF PAYMENT.  The accepted quantity will be paid for at the contract unit price for the pay items listed below, complete in place.

Anti-stripping additives will be subsidiary to the Stone Mastic Asphalt Concrete.

Stabilizing additives will be subsidiary to Item 407(1), Stone Mastic Asphalt Concrete.

A change order/directive is not required for Asphalt Price Adjustment pay item.  The approved Job Mix Design will initiate 407(3) Anti-Strip Additive at the prescribed rate and the Notice to Proceed shall constitute the notice required to initiate Item 407(4), Asphalt Price Adjustment.

The Asphalt Price Adjustment will be the sum of the price adjustments for each lot, fees accrued for subsequent Job Mix Design evaluations as outlined in Subsection 407-2.01, and fees accrued for failure to cut cores and/or backfill voids left by sampling in the allotted time as outlined in subsection 407-4.02.

The Asphalt Price Adjustment will be algebraically added to the Contractor's payment for Stone Mastic Asphalt Concrete.  Individual lot price adjustments will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (tons in lot) x (PAB)

PAB = Price Adjustment Base = $63.15 / tons

* Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest    value.

Calculate a separate price adjustment based on the average of all the required joint densities taken on the project.  Determine the incentive / disincentive as follows and apply under Item 407 (5), Asphalt Price Adjustment.

- If the average joint density is greater than 91%, apply the following incentive:  Incentive = ($0.25 per lineal foot)x(lineal feet of paved joint for the entire project)x (project average joint density % - 91%).

- If the average joint density is less than 91%, apply the following disincentive:  Disincentive = ($1.00 per lineal foot)x(lineal feet of paved joint for the entire project)x(project average joint density % - 91%).

***deleted***

(08/14/01)R163M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

407(1)	Stone Mastic Asphalt Concrete	Ton

407(2)	Asphalt Cement, PG 58-28	Ton

407(4)	Asphalt Price Adjustment	Contingent Sum

## SECTION 408

## ASPHALT CONCRETE PAVEMENT

408-1.01 DESCRIPTION.  This work consists of constructing one or more courses of plant mixed hot asphalt on an approved surface, as specified and in conformance with the lines, grades and thickness shown on the plans.  Superpave mix design procedures will be used to design the mix.

408-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN.  The Job Mix Design will be developed using Asphalt Institute’s Superpave Mix Design SP-2 and also meet the requirements of Table 408-1, Table 408-2, and SP-2 TABLE 5.2.  Evaluation of moisture sensitivity by AASHTO T 283 will not be part of the mix design process

TABLE 408-1

Asphalt Concrete Mix Design Requirements

| Design ESALs, millions | As shown on front Plan Sheet |
| --- | --- |
| Nom. Max Aggr. Size | ¾” |
| Rut Index, max. | 3 |

Asphalt concrete mixtures shall be composed of aggregate, asphalt cement, and the required additives combined within the limits for the type and class of asphalt concrete specified in the contract.

At least 15 calendar days before the production of this asphalt concrete pavement mixture, the Contractor shall submit the following to the Engineer.

A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process control information, and the blend ratio of each aggregate stockpile.  The proposed Job Mix Design gradation must meet the requirements of Table 408-2

Representative samples from each of the stockpiles replicating the weight proportions of the proposed blend ratios, for a total aggregate weight of 350 pounds.

A minimum of five 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, and test results as required in Subsection 702-2.01.  This shall also include a manufacturer’s certificate of compliance in accordance with Subsection 106-1.05, a temperature viscosity curve, specific gravity of the asphalt binder, the recommended mixing temperature, and a Materials Safety Data Sheet (MSDS).

A sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

From this material, the Engineer will develop the Job Mix Design using procedures in SP-2.  Approved Job Mix Designs will become a part of the contract.  Up to15 working days may be required to determine the Job Mix Design after receipt of all items specified above.  Do not produce any asphalt concrete mix for payment until the Job Mix Design is approved.

Approved Job Mix Designs become part of the contract and will specify the target values for gradation and the asphalt cement content, and the maximum specific gravity (MSG) of the mix.  Tolerances in Table 408-3 apply for acceptance testing and will not be applied to the largest sieve specified.

Changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation changes from Job Mix, or blend ratio requires a new Job Mix Design.  The Contractor must provide submittals and materials to create a new job mix design.  Approved changes to a previously approved mix design may only be initialized after a lot is completed using the previous mix design.

The Contractor will be assessed a mix design fee of $3,600.00 for each mix design subsequent to the first approved Job Mix Design for each Type of Asphalt Concrete specified.

Table 408-2

Design Aggregate JMF Control Points

| Sieve Size | Nominal Maximum Aggregate Size English Percent Passing By Weight |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Type S(3/4) |  | Type S(1/2) |  | Type S(3/8) |  |
| English |  |  | 3/4” |  | 1/2” |  | 3/8” |
| 1” |  |  | 100 |  |  |  |  |
| ¾” |  |  | 90-100 |  | 100 |  |  |
| ½” |  |  | 65-75 |  | 90-100 |  | 100 |
| 3/8” |  |  | 48-60 |  |  |  | 90-100 |
| No. 4 |  |  | 30-40 |  |  |  |  |
| No.8 |  |  | 20-30 |  | 28-58 |  | 32-67 |
| No.200 |  |  | 3-8 |  | 3-8 |  | 3-8 |

Boundaries of Aggregate Restricted Zone

| Sieve Size |  | Nominal Maximum Sieve Size English Percent Passing By Weight |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| English | Type S(3/4) 3/4” |  |  | Type S(1/2) 1/2” |  | Type S(3/8) 3/8” |  |
|  | Min. % |  | Max. % | Min. % | Max. % | Min. % | Max. % |
| No 8 | 34.6 |  | 34.6 | 39.1 | 39.1 | 47.2 | 47.2 |
| No. 16 | 22.3 |  | 28.3 | 25.6 | 31.6 | 31.6 | 37.6 |
| No. 30 | 16.7 |  | 20.7 | 19.1 | 23.1 | 23.5 | 27.5 |
| No. 50 | 13.7 |  | 13.7 | 15.5 | 15.5 | 18.7 | 18.7 |

Note:  The Contractor’s proposed aggregate blend proportions shall fall between the aggregate control points, shown in Table 408-1, and will plot below the lower boundary line of the restricted zone as defined above.

408-2.02 AGGREGATES.  Conform to Subsection 703-2.15.

Remove all natural fines passing a #4 sieve before crushing aggregates for asphalt concrete mixtures.  Divide the crushed aggregate into a minimum of 3 stockpiles; coarse, intermediate, and fine.  Additional stockpiles may be required for some material sources to create a Design Aggregate Structure that meets the volumetric requirements of the mix design procedures.

408-2.03 ASPHALT MATERIALS.  Conform to Subsection 702-2.01, Use PG 58-28 asphalt cement, no binder adjustment will be made for traffic load rate.  Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 before shipping.  Storage tanks used for the batch shall be noted on the test report.  Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project.  A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket.  The location where antistrip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

Manufacturers certificate of compliance, Subsection 106-1.05

Conformance test results of the batch, Section 702.

Manufacturer shall also certify:

Date and Time of loading

Batch number and storage tank

Type, grade, temperature, and quantity of materials loaded

Type and percent of anti-strip added.

408-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM T-14 and included in the approved Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.  Anti-stripping additive shall be furnished in the minimum amount of 0.25 percent per ton of asphalt cement.

408-2.05 QUALITY CONTROL.  It is expressly understood that the Contractor is solely responsible for the sampling and testing of material for quality control of the asphalt concrete mixture in accordance with Subsection 106-1.03.

Failure to perform quality control forfeits the Contractor's right to retest as provided for in Subsection 408-4.02.

A paving and plant control plan shall be submitted at least 3 working days before the pre-paving meeting.  The paving and plant control plan shall address sequence of operations, joint construction and sealing, outline steps to assure product consistency, to minimize segregation, and to prevent premature cooling of the asphalt concrete mixture.  The plan shall also include a proposed testing frequency for gradation, asphalt cement content and compaction and shall include temperatures for bituminous mixture and materials.  The pre-paving meeting shall be held on-site with the Project Engineer at least 2 days before paving begins, and shall include the project superintendent, the paving foreman, the asphalt plant operator, and the Contractor's quality control supervisor.

CONSTRUCTION REQUIREMENTS

408-3.01 WEATHER LIMITATIONS.  Do not place the asphalt concrete mixture on a dry non-yielding roadbed, when the frozen base material, or when free water is present on the road surface, or when weather conditions prevent proper handling, or finishing of the mix.  Do not place asphalt concrete mixture unless the road surface temperature is 40 F and rising.

408-3.02 EQUIPMENT, GENERAL.  Use equipment in good working order and free of asphalt concrete mixture buildup.  Make all equipment available for inspection and demonstration of operation a minimum of 24 hours before placement of asphalt concrete mix.

408-3.03 BITUMINOUS MIXING PLANTS.  Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the data to the Engineer at least one day before production.  Maintain a current Air Quality Permit issued by the State Of Alaska.

Provide a scalping screen on the asphalt plant to prevent oversize material or debris from being incorporated into the mixture.  Provide aggregate and asphalt cement sampling locations meeting OSHA safety requirements.

Do not use proportioning (batch) scales for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

408-3.04 HAULING EQUIPMENT.  Haul asphalt mixtures in trucks having tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department’s Approved Products List.  Do not use diesel fuel or fuel oil as an asphalt release agent.

Cover the asphalt mixture in the haul vehicle, when required.

408-3.05 ASPHALT PAVERS.  Use self-propelled asphalt pavers having a heated vibratory screed, with grade and cross slope controlled through the use of automatic grade and slope control devices.  Use a paver screed control system that is automatically actuated by the use of an erected string line, mobile string line (ski) on the high side of the paver at least 30 feet in length, or other approved grade follower.  Use grade control on either a) both the high and low sides or b) grade control on the high side and slope control on the low side.

Use a screed assembly that produces a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture.  Provide heaters and vibrators on the main screed and screed extensions.  Maintain auger extensions within 1.5 feet of the end of the screed extension.

408-3.06 ROLLERS.  Use a sufficient number of static, vibratory steel wheel, and pneumatic-tire rollers having adequate weight to compact the mixture to the required density while maintaining the pace of the paving operations.  Use self-propelled rollers capable of reversing without backlash, specifically designed to compact hot asphalt concrete mixtures.

Pneumatic-rollers are required and shall be fully skirted, have a minimum operating weight per tire of at least 3,000 pounds, inflated to 90 psi minimum.

408-3.07 PREPARATION OF EXISTING SURFACE.  Prepare the existing surfaces in conformance with the plans and specifications.  Existing paved surfaces shall be cleaned of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.  Engineer must approve the surface before tack is applied.

Contact surfaces of curbing, gutters, manholes, sawcut pavement, and other structures shall be coated with a uniform coating of tack coat material conforming to Section 402 before the asphalt concrete mixture being placed.

Asphalt concrete mixture shall not be placed upon a non-cured prime or non-broken tack coat.

408-3.08 PREPARATION OF ASPHALT.  A continuous supply of asphalt cement shall be supplied to the mixer at a uniform temperature, within the allowable mixing temperature range noted in the approved mix design.

408-3.09 PREPARATION OF AGGREGATES.  The aggregate for the asphalt concrete mixture shall be heated and dried to a temperature compatible with the mix requirements specified.  The burner on the dryer shall be properly adjusted to avoid

damage to the aggregate and to avoid the presence of unburned fuel on the aggregate.  Any asphalt concrete mixture in which soot or fuel is present is unacceptable in accordance with Subsection 105-1.11.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5% (by total weight of mix), as determined by WAQTC TM 6.

408-3.10 MIXING.  The aggregate, asphalt cement and additives shall be combined at the plant in the amounts required by the Job Mix Design and contract specifications.

The materials shall be mixed such that a complete and uniform coating of the aggregate is obtained.  For batch plants, dry aggregate shall be in motion before the addition of asphalt cement.  Wet mixing time shall be adequate to obtain 98% coated particles when tested in accordance with AASHTO T 195.

The temperature of the asphalt concrete mixture at the time of the mixing shall be as determined by the Job Mix Design.

408-3.11 TEMPORARY STORAGE OF ASPHALT CONCRETE MIXTURE.  Asphalt concrete mixture drawn from silo type storage bins shall conform to all of the requirements for asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.  Asphalt concrete mixtures shall not be stored or transported by barges.

408-3.12 PLACING AND SPREADING.  Place the asphalt concrete mixture upon an approved surface, spread, strike off, and compacted to the required compacted thickness.  Use asphalt pavers to distribute the asphalt concrete mixture in lanes from the roadway crown outward and of such widths as to hold to a practical minimum the number of longitudinal joints required.  Use asphalt pavers to distribute asphalt concrete mixture for leveling course unless otherwise allowed.

When the section of roadway being paved is open to traffic, pave adjacent traffic lanes to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor’s control, in order to prevent lane edge drop off.  Place approved material against the pavement edge when the outside pavement edge drop off exceeds 2 inches.

When multiple lifts are specified in the contract, the final lift shall not be placed until all lower lifts throughout that section, as defined by the Paving Plan, have been placed and accepted.

Areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impractical, the mixture shall be spread, raked and luted by hand tools.  For such areas, the mixture shall be placed to the required compacted thickness.

When laying asphalt concrete mixtures, the paver shall be operated at uniform forward speeds consistent with the delivery of asphalt concrete mix to avoid unnecessary stopping and starting of the paver.  The Contractor shall continuously pave a single lane within a single work shift to avoid unnecessary starting and stopping of the paver.

Submit a Paving Plan for the Engineer's review a minimum of five working days before initiating paving operations.  The plan shall consist of, but not be limited to the following:

1.	Paving schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.  Process quality control testing frequency for gradation, moisture, asphalt cement content, and compaction.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, and weight of rollers, and number of impacts per foot.

e.	Location and method of constructing longitudinal and transverse joints.

f.	Construction plan for paving intersections and driveways.

g.	Traffic control plan during paving

- Striping plan

Schedule a pre-paving meeting on the jobsite, a minimum of 3 days before paving.

408-3.13 COMPACTION.  Immediately after spreading, thoroughly and uniformly compact the asphalt concrete mixture by rolling.

The target value for density is 94% of the maximum specific gravity (MSG), as determined by WAQTC FOP for AASHTO T 209.  For the first lot of each type of asphalt concrete pavement, use the MSG determined by the Job Mix Design.  For subsequent lots, use the MSG of the first sublot as a standard for the lot.

Acceptance testing for field density will be determined according to WAQTC FOP for AASHTO T 166 and T 275 from a 6” diameter core of the finished mat.

Use pneumatic-tire rollers to compact asphalt concrete pavements.

Rollers or other vehicles shall not be parked or left standing on any pavement that has not cooled to ambient temperature.

408-3.14 JOINTS.  Minimize the number of joints and construct to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.

The minimum specification for longitudinal joint density will be 91 percent of the MSG of the panel completing the joint.  Cut one 6 inch diameter core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  The Engineer will mark the core location, center the core over this mark on the joint “screed mark”.

Density will be determined in accordance with WAQTC FOP for AASHTO T 166/T 275.  If the average joint density in a lot is less than 91%, the Contractor will immediately change and improve the method used for joint construction.  If the average of all joint densities on the project is less than 91%, the Contractor shall also seal all the joints with an approved joint sealing method, according to manufacturers recommendations, at no expense of money or time to the State prior to paint striping.  If the Contractor elects to cut back a joint, there will be no deduction of pay quantity.

At the beginning and end of a project, when joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw, or ground out with a milling machine.

Apply tack coat of asphalt cement or asphalt emulsion to all cold joints and allow emulsions to break before placing any fresh asphalt concrete mixture against the joint.  Tack just before paving.

Form transverse joints by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.  Transverse joints shall not be perpendicular to centerline.

Offset longitudinal joints in one layer from those in the layer immediately below by at least 6”.  The joints shall be at centerline or lane lines.  Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset 2” to not more than 6” from the edge of the stripe.

408-3.15 SURFACE TOLERANCE.  The surface will be tested after final rolling at selected locations using a 16-foot straightedge.  The variation of the pavement surface from the testing edge of the straightedge shall not exceed 3/16 inch.  Then the Engineer will measure the surface smoothness of the top lift of the asphalt in all of the driving lanes with an inertial profiler before final acceptance of the project.  Remove and replace, or grind any portion of final pavement surface having smoothness Profile Index (PrI) greater than 15 inches per mile in a 0.1 mile segment.

After completion of corrective work, the Engineer will measure the pavement surface with an inertial profiler for a smoothness price adjustment.  No measurements will be taken in turn lanes, lane transitions, within 25 feet of bridge abutments, or within 25 feet of remaining existing pavement, or on roads with curb and gutters.

Smoothness will be measured in the left wheel path of each lane and reported as profilograph results (PrI) filtered with a 0.2 inch blanking band.  Report PrI as a job average for all measured lanes, calculated to the nearest 0.1 inch per mile.

408-3.16 PATCHING DEFECTIVE AREAS.  Any asphalt concrete mixture that becomes contaminated with foreign material, is segregated, or is in any way defective as determined by the Engineer shall be removed.  Patches shall be full-depth of the pavement thickness.  Defective materials shall be removed for the full thickness of the course.  The pavement shall be cut so that all edges are vertical, the longitudinal sides are parallel to the direction of traffic, and the tranverse ends are skewed at an angle to centerline.  Edges shall be coated with a tack coat of material conforming to Section 402 and allowed to break.  Fresh asphalt concrete mixture shall be placed, and compacted in accordance with Subsection 408-3.13 so that the finished surface will conform to grade and smoothness requirements.

408-4.01 METHOD OF MEASUREMENT.

ASPHALT CONCRETE.  The asphalt concrete mixture will be measured by the ton or by the square yard in accordance with Section 109.  The tons used will be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement material and anti-stripping additive in the mixture.  A price adjustment, when applicable, will be made based on a quality level analysis under Subsection 408-4.03.

ASPHALT CEMENT.  The method of measurement to be used for asphalt cement will be the weight of asphalt cement calculated using the percent of asphalt cement for each sublot multiplied by the total tonnage represented by that lot.  WAQTC TM 4 will be used to determine percent of asphalt cement.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.

No payment will be made for any asphalt cement that is more than 0.4% above the optimum asphalt content specified in the Job Mix Design.

LONGITUDINAL JOINTS.  Longitudinal joints on the top pavement surface will be measured by the foot.

408-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of each type of asphalt concrete mixture produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 5,000 ton.  The lot will be divided into sublots of 500 ton, each randomly sampled and tested for asphalt cement content, density, and gradation according to this subsection.  If the project has more than 1 lot, and less than 8 additional sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot.  The price adjustment computed, according to Subsection 401-4.03, for the prior lot will include the samples from the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1,500 tons and 4,999 tons, the contract quantity will be considered one lot.  The lot will be divided into 10 equal sublots and randomly sampled for asphalt cement content, density and gradation in accordance with this subsection except that retests will not be allowed.  The lot will be evaluated for price adjustment in accordance with subsection 408-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt cement content and density.

If the contract quantity is less than 1,500 ton, asphalt concrete pavement will be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the asphalt concrete pavement to the specified depth and finished surface requirements and tolerances.

Any area of finished surfacing that is visibly segregated, fails to meet surface tolerance, or density requirements, or is in any other way defective, shall be removed and replaced with new asphalt concrete pavement as per Subsection 105-1.11.  Removal and replacement of defective pavement shall be at no additional cost to the Department.

The Engineer will sample the mix for the determination of asphalt cement content and aggregate gradation from either behind the screed before initial compaction, or at the end of the auger, or from the windrow in front of the paver.  The sample location will be selected by the Contractor and documented at the pre-paving meeting.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if requested

Asphalt cement content will be determined from asphalt concrete mixture samples in accordance with WAQTC TM 4.  Aggregate gradation will be determined in accordance with WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

Cut 6” diameter full-depth core samples from the finished mat for density acceptance testing within 12 hours of final rolling for each sublot.  The Engineer will randomly select core locations and use WAQTC FOP for AASHTO T 166/T 275 to determine density.  Cut no samples from asphalt concrete mats on bridge decks.  All voids left by sampling shall be backfilled with new asphalt concrete mixture and compacted within 24 hours of sampling.

Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount for each will be subtracted under Item 408(3), Asphalt Price Adjustment.

A retest of any sample outside the limits specified may be requested.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  Verbal requests with the written request to be delivered after the specified 7 days will not be accepted.  The sample for density retesting shall be taken within 24 hours of the notice to the Engineer requesting the retest.  The Engineer will mark the sample location for the retest.  Failure to provide the sample for retesting within the specified period forfeits the right for a retest for the affected sample.  The original test result will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample will be allowed.

408-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to each type of Asphalt Concrete Pavement, for which the contract quantity equals or exceeds 5,000 ton, except as defined in Subsection 408-4.02.  The longitudinal joint density price adjustment will apply when Asphalt Concrete quantities are equal to or greater than 1,500 tons.

Before computing the price adjustment, the validity of the test results shall be ascertained in accordance with SP-7, the Standard Practice for Determination of Outlier Test Results.  Outlier test results shall not be included in the price adjustment calculations.  If any sieve size on a gradation test, or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sample will not be included in the price adjustment.  The density test result for that sample will be included in the price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price adjustment but the gradation and asphalt cement content results for that sample will be included provided neither is an outlier.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean (x) and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the specification limits of a material that is acceptable as a process average and receive 100 percent pay.  The contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size specification for gradation shall be 1.00.  The price adjustment is based on the lower of two pay factors.  The first factor is a composite pay factor for Stone Mastic Asphalt Concrete mixture, which includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing non-specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing non-specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with Subsection 105-1.11.

The Engineer can reject material, which appears to be defective based on visual inspection.  Such rejected material shall not be used in the work.  No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis.  Procedures for computation of composite pay factors are as follows:

1.	Eliminate test results found to be outliers by SP-7 (Standard Practice for Determination of Outlier Test Results) and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean (x) of the remaining test results:

x=Σxn

Where:	Σ  =  summation of

x  =  individual test value to xn

n  =  total number of test values

x is rounded to the nearest tenth for density and all sieve sizes except the 0.075 mm sieve.  x is rounded to the nearest hundredth for asphalt content and the 0.075 mm sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

s=nΣ(x2)−(Σx)2n(n-1)

Where:	Σ(x2)  =  summation of the squares of individual test values.

(Σx)2  =  square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest 0.01 for density and all sieve sizes except the #200 sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt content and the #200 sieve.

If the computed sample standard deviation (s) is less than 0.001, then use s = 0.20 for density and all sieve sizes except the #200 sieve.  Use s = 0.020 for the #200 sieve and asphalt cement content.

3.	Compute the Upper Specification Limit (USL) and Lower Specification Limit (LSL).  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 408-4.  The tolerances for the largest sieve specified will be plus 0% and minus 1%.  The TV is the specification value defined by the Job Mix Design.  The TV for density is 94 percent of the maximum specific gravity (MSG).  The LSL for density is 92 percent of MSG and the USL is 97%.

4.	Compute the upper quality index (QU):

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	Compute the lower quality index (QL):

QL=x-LSLs

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	Determine PU (percent within the upper specification limit which corresponds to a given QU) from Table 106-1.  For negative values of QU, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

7.	Determine PL (percent within the lower specification limit which corresponds to a given QL) from Table 106-1.  For negative values of QL, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

8.	Determine the Quality Level (QL), the total percent within specification limits, for aggregate gradation, asphalt cement content, and density.

QL = (PL + PU) - 100

9.	Using the Quality Levels from step 8, determine the lot Pay Factor for Density (DPF), and gradation and asphalt cement content pay factors (PF) from Table 106-2.

10.	Calculate the lot Asphalt Concrete mixture Composite Pay Factor (CPF) for asphalt cement content and gradation using the following formula:

CPF=[f19mm(PF19mm)+f12.5mm(PF12.5mm)+.......fac(PFac)]Σf

Round the Composite Pay Factor (CPF) to the nearest hundredth.

Table 408-5 is used to determine the weight factor (f) for each sieve size and asphalt cement content.

Table 408-4

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 1 Inch Sieve | TV-6.0% | TV+6.0% |
| ¾ Inch Sieve | TV-6.0% | TV+6.0% |
| ½ Inch Sieve | TV-6.0% | TV+6.0% |
| 3/8 Inch Sieve | TV-6.0% | TV+6.0% |
| No. 4 Sieve | TV-6.0% | TV+6.0% |
| No. 8 Sieve | TV-6.0% | TV+6.0% |
| No. 16 Sieve | TV-5.0% | TV+5.0% |
| No. 30 Sieve | TV-4.0% | TV+4.0% |
| No. 50 Sieve | TV-4.0% | TV+4.0% |
| No. 100 Sieve | TV-3.0% | TV+3.0% |
| No. 200 Sieve | TV-2.0% | TV+2.0% |
| Asphalt % | TV-0.40% | TV+0.40% |
| Density | 92% | 97% |

Table 408-5

WEIGHT FACTORS

| Gradation | Factor “f” |
| --- | --- |
| 1 Inch | 0 |
| ¾ Inch | 5 |
| ½ Inch | 10 |
| 3/8 Inch | 5 |
| No. 4 | 5 |
| No. 8 | 10 |
| No. 16 |  |
| No. 30 | 5 |
| No. 50 |  |
| No. 100 |  |
| No. 200 | 20 |
| Asphalt % | 40 |

The price adjustment will be based on either the CPF or DPF, whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* –1.00] x (Ton in lot) x (PAB)

* CPF or DPF, whichever is lower

PAB = Price Adjustment Base = $45/Ton

The Asphalt Price Adjustment will be the sum of the price adjustments for each lot and will be algebraically added to the Contractor’s payment for Asphalt Concrete under Item 408(3) Price Adjustment.

408-5.01 BASIS OF PAYMENT.  The accepted quantity will be paid for at the adjusted contract unit price for Item 407(1) Stone Mastic Asphalt Concrete, complete in place.

Item 407(4) Asphalt Price Adjustment will be the sum of the price adjustments for each lot, and for fees accrued for failure to cut cores and/or backfill voids left by sampling in the allotted time as outlined in Subsection 408-4.02.

A separate price adjustment for longitudinal joint density based on the average of the joint densities taken on the project will be applied under Item 408(3), Asphalt Price Adjustment.  Calculate the average of the joint densities taken on the project and determine the incentive / disincentive as follows:

- If the average joint density is greater than 91%, the Contractor will be paid an incentive calculated as follows:

Incentive = ($0.25 per lineal foot per 1% of density difference)x(lineal feet of paved joint for the entire project)x(project average joint density % - 91%).

- If the average joint density is less than 91%, the Contractor shall repair the asphalt joints on the project at his expense with an approved asphalt joint sealing method as per Subsection 408-3.14; and have a disincentive calculated as follows applied:

Disincentive = ($1.00 per lineal foot per 1% of density difference)x(lineal feet of paved joint for the entire project)x( project average joint density % - 91%).

Asphalt cement, anti-stripping additives, and tack coat will be subsidiary to the asphalt concrete pavement unless specified as pay items.

Additional Job Mix Design evaluations by the Department, as outlined in Subsection 408-2.01, will be subtracted from the Contractor’s payment.

A separate price adjustment for pavement smoothness will be calculated and applied in a separate asphalt Smoothness Price Adjustment as measured in accordance with subsection 408-3.15.  Calculate the smoothness price adjustment as follows;

Smoothness Price Adjustment ($) = SA x PAB x PQ

If PQ is less than 1500 tons, 	SA = 0

If PQ is 1500 to 5000 tons,   	SA = 0.1333 - 0.01666 (PrI)

If PQ is 5000+ tons,		SA = 0. 0666 – 0.0083 (PrI)

SA = Smoothness Adjustment factor

PrI = Profile Index, measured pavement smoothness (inches/mile)

PAB = Price Adjustment Base in 408-4.03

PQ = final pay quantity of 407(1) in tons

Apply smoothness price adjustment as an incentive/disincentive under Item 408(3), Asphalt Price Adjustment

## SECTION 505

## PILING

Special Provisions

505-3.03 PILE Bearing Values.  Delete the first paragraph of this section and substitute the following: Drive piles, except piles for lighting standards, to the required ultimate bearing capacity.  For lighting standards, install piles of sufficient length to cut the pile at the required cut-off elevation and to provide the minimum installed length shown on the plans.

505-3.09 Driving Piles.  Add the following: In many cases, pre-boring, spuding, using a larger pile-driving hammer, and excavating inside the pile may be required, in addition to normal pile driving techniques.  Sites for the lighting standard foundations can contain subsurface soils that consist of very dense sandy gravel with cobbles and boulders.

Submit a pile-driving plan to the Engineer, for approval, at least 14 calendar days before driving the first steel pipe pile.  At a minimum, the pile-driving plan shall consist of the

a.) pile driving hammer, or hammers, to be used,

b.) alternate techniques planned for pile installation, and

c.) equipment used for the pile driving operation.

When the minimum installed length shown on the contract plans cannot be achieved, install the pile tip to an elevation established by the Engineer.

505-4.01 Method of Measurement.

Add the following to numbered paragraph 2:

Do not measure piles for lighting standards for payment.  Include all costs of furnishing and installing piles in Item 660(3), Highway Lighting System Complete.

(03/12/02)R65M98

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01 DESCRIPTION.  Add the following: This work will also include inspection and cleaning of the existing storm drains and inlets.  Remove existing Anchorage Water and Wastewater Utility (AWWU) manhole metal rings and lids and replace with new manhole metal rings and lids that will be supplied by AWWU.

604-2.01 MATERIALS.  Add the following:

Install adjustable angle and height manhole frames as manufactured by Precision Cover Systems, Inc. (or equal approved by the Engineer) at the locations specified in the plans.

Adjustable Angle Manholes.  Frames shall be a solid, non-rocking seat on the cone or box.  The frames shall be adjustable from 2 to 16 % grade across the lid.  Any adjustable parts shall have a positive lock to prevent movement after installation.

Adjustable Height Manholes.  Frames shall be a solid, non-rocking seat on the cone or box.  The frames shall be capable of increasing height by at least 2 ¾ inches or more, in ¼ inch increments (or finer).  Any adjustable parts shall have a positive lock to prevent movement after installation.

New manhole rings and lids required for AWWU shall be picked up at the AWWU warehouse in Anchorage.  Call Brian Baus at AWWU, phone number 564-2765, to arrange for pickup at least three days in advance.

604-3.01 CONSTRUCTION REQUIREMENTS.  Add the following: If adjustable height manhole frames are installed protect and preserve the system for future adjustments of the manhole frame.

Clean manholes and inlets when they contain debris greater than 50% of the storage capacity between the bottom of the storm drain exit pipe and the bottom of the sump.  This determination can be made using a calibrated probe bar.  Clean manholes and inlets so that there is no more than 5%-10% debris remaining.  Remove all debris (sticks, plastic bags, etc.) blocking the inlets, outlets, or man way entry.  Some items requiring removal may require a “grabber” or similar tool with a long handle to avoid having to go into the confined space.  Transport and dispose of all sediment and debris in accordance with City, State and Federal regulations.

604-5.01 BASIS OF PAYMENT.  Add the following:  Inspection and cleaning of manholes and inlets as specified under subsection 604-3.01 will be subsidiary to item 604(1) Storm Sewer Manhole.

Labor, materials and equipment used to install adjustable manhole frames will be subsidiary to item 604(3), Reconstruct Existing Manhole.

SECTION 606

GUARDRAIL

Special Provision

606-1.01 DESCRIPTION.  Add the following:  This work shall also consist of installing crash cushions.

606-3.09 CRASH CUSHION.  Add the following subsection:  Install crash cushions at designated locations and dimensions according to manufacturers recommendations.  Crash cushions will comply with nchrp 350 Test Level III.  ***deleted***.

***deleted***

606-5.01 BASIS OF PAYMENT.  Add the following: Payment for Item 606(15) Crash Cushion will be full compensation for all labor, materials and equipment required for a complete installation according to the specifications and plans.  ***deleted***

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

606(15)	Crash Cushion	Lump Sum

SECTION 607

FENCES

Special Provisions

607-1.01 DESCRIPTION.  Add the following:  Work under this Section shall also include construction of noise barrier.

607-2.01 MATERIALS.  Add the following:  Timber used in the wood noise barrier, shall be as follows:

Posts           	Douglas Fir-Larch         	Dense No. 1

Stringers       		Douglas Fir-Larch              	 No. 2

Cedar Boards    	Western Red Cedar        	1-inch nominal thickness

(rough sawn both sides use tight knot cedar)

Bollards        		Douglas Fir-Larch         	Dense No. 1

The noise barrier posts and stringers and bollards shall be treated in accordance with Section 714, Preservatives and Preservative Treatment Processes for Wood Materials.  Any field cutting of post ends shall require an application of pentachlorophenol.

All cedar boards for noise barriers shall be coated with a creosote based stain or 20 percent polyurethane base semi-transparent stain to be applied at a rate of one (1) gallon per 100 square feet. The stain shall be Red Cedar in color.  A manufacturer shall furnish the stain and a manufacturers certificate attesting to the quality of the stain shall accompany the shipment.

607-3.01 CONSTRUCTION Requirements.  Add the following:  The faces of the wood noise barriers shall be constructed of shiplap boards.  Boards shall be fastened to each stringer with one 10d galvanized nail per each 2-1/2 inches of board width, with two nails minimum per board.

Construct the vertical portion of the shiplap boards on the face of the noise barrier with continuous sheets with out horizontal joints.  Horizontal joints for the facia opposite the face of the noise barrier are acceptable.  Make all vertical joints and horizontal joints (where acceptable) over a secured nailer.

607-4.01 METHOD of Measurement.  Add the following:  The noise barrier will be measured by the linear foot along the length from end post to end post.

Application of wood preservatives, stains and paints will not be measured for payment.

607-5.01 BASIS of Payment.  Add the following:  Payment for Noise Barrier will include either the concrete encased posts or the wall mounting brackets as shown on the plans.

Posts required for the noise barrier will not be measured for payment but will be subsidiary to the particular pay item.

All work necessary to provide materials, equipment and labor to apply wood preservatives, stains and paints will not be paid for directly, but will be subsidiary to the appropriate fencing item.

Add the following Pay Items:

Pay Item No.            	Pay Item            	Pay Unit

607(7)	Noise Barrier	Linear Foot

## SECTION 608

SIDEWALK

Special Provisions

608-4.01 METHOD OF MEASUREMENT.  Add the following:

Detectable Warning Tile Retrofit.  By each installation, complete and in place including all sawcutting, ramp runs, flares, landings, detectable warning tiles, backing curb, curb and gutter and pavement necessary to provide a single street-level access.

608-5.01 BASIS OF PAYMENT.  Add the following:

All sawcutting, pavement and concrete removal, grading, detectable warning tiles, materials, and equipment to construct sidewalks, ramp runs, flares, landings, curb and gutter and pavement for Detectable Warning Tile Retrofit shall be subsidiary to item 608(10).

Add the following Pay Items:

Pay Item No.            	Pay Item            	Pay Unit

608(10)	Detectable Warning Tile Retrofit	Each

## SECTION 615

## STANDARD SIGNS

# Special Provisions

615-2.01 MATERIALS.  Under item 1.  delete the first sentence and substitute the following: Unless Shop Drawings have been provided in the Contract, submit all signs that require the use of the Alaska Sign Design Specifications (ASDS), the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual, letter width and spacing charts for approval before fabrication.

615-3.01 CONSTRUCTION REQUIREMENTS.  Delete item 7 and substitute the following:

- The Contractor shall notify the Engineer five (5) days before beginning sign salvage activities.  The Engineer will identify those signs to be salvaged.  For each sign so designated, disconnect the signpost from panel.  The Contractor shall stack the panels in one pile and post in another in a neat and orderly fashion, without damaging either.  The Contractor shall not deliver salvaged materials until they have been inspected and approved by the Engineer.  Once the Engineer has inspected and approved the sign panels, posts and hardware the Contractor shall deliver those items to the State Maintenance Yard.  The Contractor shall replace all panels, posts and hardware damaged during salvaging or delivery with new panels, posts and hardware at no additional cost to the Department.

The Contractor shall remove and dispose of project signs and/or parts designated for removal and not selected for salvage.

Dispose of foundations from salvaged existing signs in a manner approved of by the Engineer (remove and dispose, abandoned in place, or otherwise dispose).  If foundations are to be abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits the Contractor shall remove those items to a depth of not less than 1 foot below roadway subgrade or unimproved ground, whichever applies.  All signs and posts at a single installation shall be considered as one unit.

615-3.02 SIGN PLACEMENT AND INSTALLATION.  Add the following: Do not remove existing signs without authorization from the Engineer.

615-4.01 METHOD OF MEASUREMENT.  Add the following to the second paragraph: Concrete used for sign bases is considered subsidiary to other work under this section.

# 615-5.01 BASIS OF PAYMENT.  Add the following: No separate payment for keeping existing signs in service until they are no longer needed, or temporary relocation of existing signs will be made.  This work is subsidiary to Item 615(1) Standard Sign.

# SECTION 618

# SEEDING

# Special Provisions

618-1.01 DESCRIPTION.  Add the following: Topsoil and seed all new or disturbed slopes and any other areas directed by the Engineer.  Track the soil and apply seed, mulch, fertilizer and water.  Provide a living ground cover on all slopes as soon as possible.

618-2.01 MATERIALS.  Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

618-3.01 SOIL PREPARATION.  Add the following: Apply seed as detailed in subsection 618-3.03 immediately after the shaping of the slopes.  Cover all slopes to be seeded with topsoil in accordance with Section 620.  Prepare slopes for seed by "walking" a dozer transversely up and down the slopes, or by grading with a scarifying slope board, as determined by the Engineer.  The resultant indentations shall be perpendicular to the fall of the slope.  Complete slope preparation as soon as topsoil is placed on the slopes.  Rounding the top and bottom of the slopes is acceptable to facilitate tracking and to create a pleasing appearance, but do not disrupt drainage flow lines.

618-3.02 SEEDING SEASONS.  Add the following:  All seeding shall be performed between May 15 and August 15.

618-3.03 APPLICATION.  Add the following: Apply seed, mulch and fertilizer as follows per acre.  Apply seed and mulch in one application if using the hydraulic method.  Apply all fertilizer with the hydraulic method.

| Seed Mix | Component | Ingredients | Application Rate (per MSF) |
| --- | --- | --- | --- |
| Type A | Seed | Slender Wheatgrass (Wainwright) Red Fescue (Arctared) Annual Ryegrass (Lolium) | 0.50 lbs. 0.40 lbs. 0.10 lbs. Total = 1.00 lbs |
|  | Soil Stabilizer Slope ≤ 3:1 Slope >3:1 – 2:1 | Mulch Mulch with tackifier | 46 lbs. 45-58 lbs. |
|  | Fertilizer | 20-20-10 | 12.0 lbs. |

Do not remove the required tags from the seed bags.

Upon the Engineer’s approval, Nortran Tufted Hairgrass may be used as a substitute for Slender Wheatgrass (Wainwright) if Slender Wheatgrass (Wainwright) is commercially unavailable.  If this substitution is made, apply at the same application rate.

618-4.01 METHOD OF MEASUREMENT.  Add the following: The amounts of fertilizer, mulch and water for application used in this work, including any required reseeding, are subsidiary to other 618 items.

618-5.01 BASIS OF PAYMENT.  The work described under subsection 618-3.01 Soil Preparation is subsidiary to seeding.

Water required for the hydraulic method of application is subsidiary to seeding.

(11/06/02)R52USC

SECTION 620

TOPSOIL

# Special Provisions

620-2.01 MATERIALS.  Add the following: Provide Class A topsoil ***deleted***.

620-4.01 METHOD OF MEASUREMENT.  Add the following: Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1) Topsoil.  (11/06/02)R53USC02

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01 DESCRIPTION.  Add the following:  Remove existing Anchorage Water and Wastewater utility (AWWU) valve box tops and lids and replace with new valve box tops and lids that will be supplied by AWWU.

627-2.01 MATERIALS.  Add the following:  New valve box tops and lids required for AWWU shall be picked up at the AWWU warehouse in Anchorage.  Call Brian Baus at AWWU, phone number 564-2765, at least three days in advance to arrange for pickup.

627-5.01 BASIS OF PAYMENT.  Add the following:  Removal and replacement of AWWU valve box tops and lids shall be subsidiary to the adjustment of valve box.

SECTION 639

DRIVEWAYS

# Special Provisions

639-1.01 DESCRIPTION.  Add the following: This work also includes the construction of approaches at locations shown on the plans.

639-3.01 CONSTRUCTION.  Delete the first sentence and substitute the following: Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT.  Delete the first sentence and substitute the following: By the number of driveways and approaches constructed as shown on the Plans or as directed.  Pavement removal and excavation required beyond the limits of the adjacent mainline will be subsidiary.

639-5.01 BASIS OF PAYMENT.  Add the following pay item: All sawcutting, pavement and concrete removal, grading, materials and equipment to construct sidewalks, curb cuts, curb and gutter and pavement for approach retrofits shall be subsidiary to item 639(7) Approach Retrofit.

Pay Item No.	Pay Item	Pay Unit

639(6)	Approach	Each

639(7)	Approach Retrofit	Each

Add the following: The contract unit price for 639(6) Approach, shall be full compensation for furnishing all equipment and labor necessary to complete the work as specified.  Excavation in approaches will not be measured for payment but will be considered subsidiary to 639 items.  Selected Material, Type A, Aggregate Base Course, and Asphalt Concrete required for 639(6) Approach will be paid for separately under the respective items listed in the bid schedule.

(05/09/02)R58M98

SECTION 641

EROSION, SEDIMENT, AND POLLUTION CONTROL

641-1.02 DEFINITIONS.  Add the following to item No. 2.:

- 2.	Refer to Appendix E for Erosion and Sediment Control Plan (ESCP).

- 641-1.03 SUBMITTALS.  Replace the first sentence of the second paragraph with the following:

- The Department will review the above submittals 14 calendar days before the Preconstruction Meeting.

641-2.01 storm water pollution prevention plan (swppp) Requirements.

Replace the first paragraph with:

Follow the format presented in the Alaska Storm Water Pollution Prevention Plan Guide, for projects disturbing 1 acre or more.  Each Plan must consider first preventing erosion, then minimizing erosion, and finally trapping sediment before it enters waterways.  Each SWPPP shall meet the requirements of the following 2 paragraphs.

641-2.02 Hazardous material control plan (hmcp) REquirements.

Replace first paragraph with:

Prepare a HMCP for each of the SWPPP’s as required in 641-2.01 for the handling, storage, cleanup, and disposal of petroleum products and other hazardous substances.  (See 40 CFR 177 and 302 for listing of hazardous materials.)  Each HMCP shall meet the requirements of the following 5 paragraphs.

SECTION 642

#### CONSTRUCTION SURVEYING AND MONUMENTS

#### Special Provisions

642-3.01 GENERAL.  Add the following to the third paragraph: Before beginning work on the project, stake and reference the construction centerline.  Reference the existing centerline at 100 foot intervals on tangents, and 50 foot intervals on curves, super elevations, transitions and cross-slopes.  The reference stake shall be a minimum of 1 inch x 2 inches by 2 feet and shall show the offset distance to centerline and the station from the beginning of the project.

Install a reference sign every 500 feet.  These reference signs shall meet the following requirements:

1.	mounted a minimum of 5 feet above the shoulder,

2.	located a minimum of 10 feet from the edge of shoulder,

3.	marked with the station from the beginning of the project, in 5 inch high black lettering on an orange background.

Reference the beginning and ending points of the no-passing zones in a separate field book.

642-3.03 MONUMENTS.  Replace the second sentence in the first paragraph with the following:  Reference property markers/corners, monuments, or accessories that may be disturbed or buried during construction, prepare and submit Monuments Record Forms before monument are disturbed and reestablish monuments in their original position before the completion of the project.

Replace the fourth paragraph with the following: The surveyor must complete and stamp a State of Alaska Land Survey Monument Record form for each Primary and secondary monument removed, installed, relocated, or replaced.  Record the required survey information, including section, township, and range.  Meet requirements for recording at the District Recorder’s Office in which the project is located for each record.  Deliver these forms to the Engineer before monument removal or disturbance and after resetting of disturbed monuments before project completion.  The Department will file original records as requires by current State Statutes using the information the Contractor provides.

642-5.01 BASIS OF PAYMENT.  Replace the last sentence of the first paragraph with the following: Payment for referencing is based on the Engineers acceptance of the Surveyors Monument Record Form.

SECTION 643

## TRAFFIC MAINTENANCE

# Special Provisions

643-1.03 TRAFFIC CONTROL PLAN. Replace the last paragraph with the following: The Contractor may request, in writing, a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project.  All movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan. Maintain a minimum 12 feet of lateral separation between the non street legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations. (03/06/01)R222M98

643-2.01 MATERIALS.  Add the following:

17.	Flexible Markers.  Refer to subsection 606-2.01 Materials.

(09/05/01)R222M98

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following: Whenever construction activity encroaches onto the safe route in a traffic control zone, the Contractor shall station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity. (03/06/01)R222M98

The Contractor will be allowed to maintain traffic on a milled or planed surfaces for one week maximum.

Provide a 24 hour towing service with a 15 minute response time, for disabled vehicle removal for the project segment Sta. “OUT” 128+65 to Sta. “OUT” 192+75.  This work shall be subsidiary to traffic maintenance.

643-3.04 TRAFFIC CONTROL DEVICES.  Add the following to 1. Embankments.: Close all trenches and excavations at the end of each continuous work shift.

Add the following to 3. Fixed Objects.: At the end of each continuous work shift remove all obstructions greater than 4 inches above the nominal foreslope grading.

Delete item 6 and replace with the following:

6.	Street Sweeping.  Keep free of loose material all paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

- Power Brooming.  The Contractor shall use a power broom capable of ejecting all loose material to the shoulder of the road.  The Contractor shall remove all loose material from all pave portions of the roadway and haul routes open to the public.  This includes sections of roadway off the project where the Contractor’s operations have deposited loose material.

643-3.05 AUTHORITY OF THE ENGINEER.  Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT. Add the following: Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. Delete the last sentence and substitute the following: Unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic during the times listed below.

1.	0530 hours to 2000 hours

2.	Weekend Closures:

One weekend closure of Airport Heights/Glenn Highway from 2200 hrs.  Friday to 0400 hrs.  Sunday.  This will be for electrical and first lift of asphalt paving.

The Contractor shall obtain the local school bus schedule and coordinate his work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted as a TCP to the Engineer for approval prior to implementation of the school bus coordination plan.

643-3.09 INTERIM PAVEMENT MARKINGS.  In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Add the following Subsection:

643-3.10 PUBLIC INFORMATIONAL PROGRAM.  Provide a Public Information (PI) professional to accomplish the work outlined in this Subsection.  The PI person shall have a minimum of five (5) years demonstrated professional experience in performing similar informational campaigns involving multi-media, i.e.: television, radio, newspaper and public presentations.  S/he shall be responsible for all aspects of this service including coordination; public interaction; preparing graphics; developing mailing lists; supplying updated information; and all labor, equipment, postage, and materials to provide this service.  Logos, reports, software, visual aids, graphics and work products developed for this Project shall become the property of the Department, and delivered to the Engineer at the end of the work.  The PI professional's office shall be equipped with a facsimile machine.

This professional shall be responsible for the following tasks for the PI Program:

A.	Mail-outs.  Design and distribute three informational mail-outs/flyers each construction season, which will be approved by the Engineer.  The mail-outs shall contain most or all of the following:

1.	a brief description and map of the Project,

2.	the Contractor's anticipated construction schedule,

3.	a narrative of the possible delays to the traveling public through the Project,

4.	detailed traffic information such as intersection, lane and/or sidewalk closures, their corresponding detours, and their effective dates,

5.	locations of temporary bus stops,

6.	a description of possible impacts to abutting property accessing the Project,

7.	a listing of locations where current Project information may be obtained,

8.	date and times of Open House meeting as required by the Engineer,

9.	the Contractor's 24-hour message number and office telephone number, and

10.	the Engineer's Project office telephone number, e-mail address, and the

web site address containing Project updates, schedules and general narrative information.

The last mail-out shall also contain a questionnaire to aid in preparing the final Report required under Item E below.

The mail-outs shall be sent to all addresses within one city block on either side of the Project corridor, and shall be addressed to both the owner of record and the current tenant.  It shall be distributed at the following times:

a.	two weeks before construction begins,

b.	at the approximate one-third point of construction season, and

c.	at the approximate two-thirds point of construction season.

B.	Weekly Notices.  Write and submit weekly Public Information Notices that identify road closures, restrictions to traffic, and detours.  Areas of potential traffic delay shall be emphasized and alternative routes noted.  Coordinate this effort with the Engineer and the Department's NAVIGATOR Informational Program.  Telephone numbers for further information, and the date and time for the next scheduled public open house meeting shall be provided.  The Engineer will approve the Notices.  Hand carry or fax the Notices to the local news broadcasting media, emergency services, public service organizations and the major retailers near the Project corridor.

Notices shall also be distributed to the following local officials and transportation organizations, including but not necessarily limited to:

Alaska Carriers Association

Alaska Trucking Association

Alaska State Troopers

Anchorage Police Department

Anchorage Fire Department

Anchorage School District

People Mover Transit Authorities

Local Emergency Medical Services

US Postal Service

The Notices shall be submitted at the following times:

1.	one week before the beginning of construction,

2.	on Wednesday of each week during construction, and

3.	before any major change or disruption to traffic or local access.

Additionally, the PI professional shall notify business and residents that front the Project or scheduled road closures or of driveway, curb or sidewalk reconstruction, or any other work affecting them.  Property owners with the work segment shall receive the Notices a minimum of one week before the commencement of the work within their segment.  Lastly, provide daily information to those media who do non-paid public service road reports or announcements, and/or "Eye-in-the-Sky" commuter road reporting.

C.	Public Open House Meetings.  Prepare presentations for the Engineer's Open House Meetings, and for of each of the Community Councils that represent areas affected this Project.  The Community Council meetings attended shall be the last regularly scheduled meetings before the beginning of construction.  Presentation size graphics shall be used to help explain the Project to the general public.

The PI professional shall be the Contractor's representative and spokesman, able to speak for him.  The PI professional shall be available to attend additional public meetings, up to five, as requested by the Engineer.

D.	Other Agency Coordination.  Coordinate with the Anchorage People Mover Transit Department (343-8294) to take advantage of programs which will help decrease traffic through this Project, such as Park-and-Ride with express bus service, Ride Share, and the car pooling program.  Also coordinate any major

detours and closures with emergency service providers (police, fire, and ambulance), Anchorage School District bus operators, postal service, and the People Mover.

E.	Final Report.  Before Project completion, submit a Report evaluating the Public Informational Program as detailed under this Subsection.  The Report shall include an outline of the program, an analysis of the program's effectiveness, and suggestions on how to improve the program's effectiveness, economy, and usefulness on future projects.

F.	Project Progress Meetings.  Attend all scheduled or special Project meetings between the Contractor and the Engineer at the field office.

G.	Web Page.  Generate an INTERNET web site for the Project containing Project updates, schedules and general narrative information.  Add links to the Department's NAVIGATOR Home Page (www.dot.state.ak.us/navigator.html).  Update the site weekly.

643-4.01 METHOD OF MEASUREMENT.  Add the following: No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  All work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

643(33) Public Informational Program includes work under this item, including but not limited to providing the mailouts, notices, displays for open house and public meetings, and providing weekly notices with updates will not be measured for payment.

643-5.01 BASIS OF PAYMENT.  Add the following: The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $5.00 |
| Special Construction Sign | Square Foot | $20.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion / ET-2000 LET | Each | $3,000.00 |
| Pilot Car | Hour | $65.00 |
| Watering | M-Gallon | $ 20.00 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Foot | $2.50 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Foot | $1.15 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Foot | $1.25 |
| Temporary Guardrail | Foot | $21.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Foot Foot Each Each | $0.30 $0.65 $0.75 $40.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $36.00/hour. The Engineer does not require a change order/directive for the flagging pay item.  (09/05/01)R222M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

643(33)	Public Informational Program	Lump Sum

#### SECTION 644

#### SERVICES TO BE FURNISHED BY THE CONTRACTOR

#### Special Provisions

644-2.01 FIELD OFFICE. Delete the third, fifth, and seventh sentences of the first paragraph and the second paragraph in this subsection and substitute the following: Meet the following office requirements:

1.	A minimum of 1,000 square feet of floor area. Divide the office area so that it contains an office room separated by a closable door. The office room shall have a minimum of 120 square feet of floor area, 100 square feet of windows.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	A minimum of six electrical outlets on two circuits.

4.	Adequate parking for a minimum of 10 vehicles, with one disability parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).  The office must be ADA accessible.

5.	Provide attached indoor plumbing with sanitary lavatory facilities and potable drinking water.

6.	Three telephone lines available at the project location.

7.	Located in within 3 miles of the project.

8.	Provide one move in and one move out for state office furniture and equipment.

9.	Provide weekly janitorial services.

644-4.01 BASIS OF PAYMENT.  Add the following: The Engineer will not pay for electricity, propane and water supplied for the State provided portable asphalt lab separately.  Those items are subsidiary to Item 644(1) Field Office.

Add the following Section:	SECTION 645

## TRAINING PROGRAM

Special Provision

645-1.01 DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved. The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  Enroll minorities and/or women, where possible, and document good faith efforts before the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A-301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j and 7.l, located in the "yellow pages" of this document.

645-3.01 General.  Determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided. Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following: contribute to the cost of the training, provide the instruction to the apprentice/trainee, or pay the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Before award of the contract, submit Form 25A-311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor the Contractor, and approval by the Engineer, of efforts made in good faith that substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved before contract award by the Alaska Department of Transportation and Public facilities (ADOT&PF) Training Program Representative, using Form 25A-310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this Section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the Contractor’s judgment, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

Furnish each ADOT&PF training program trainee a copy of the program (Form 25A-310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

Periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

Provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A-313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A-310.

645-3.02 Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A-310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A-312.

645-3.03 Subcontracts.  In the event the Contractor subcontracts a portion of the work, the Contractor shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A-311 and Form 25A-310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with Subsection 645-5.01, Basis of Payment.

645-4.01 Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed based on hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this Section before the Contractor’s submittal and approval by the Engineer of Form 25A-312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the Contractor’s discretion, graduates early and is employed as a journey worker in accordance with the provisions of Subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A-311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if the Contractor fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A-311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A-311), or

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor fails, by the end of the project, to provide the required number of hours of training and have failed to submit acceptable good faith efforts documentation which establishes why the Contractor was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.  (10/29/91)S 16

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1) 	Training Program, __ Trainees/Apprentices 	Labor Hour

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE Delete this subsection in its entirety and replace with the following: Submit a detailed draft CPM schedule at the preconstruction conference for the Engineer’s approval.   The finalized CPM schedule must be completed and accepted prior to any work being done on the project site.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.  Delete item 2.   60-Day Preliminary Schedule.

(3/12/01)R261M98

Add the following Section:

# SECTION 647

## EQUIPMENT RENTAL

Special Provisions

647-1.01 DESCRIPTION.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED.  In the performance of this work, furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production. The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

Furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, furnish without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS.  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

Furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

647-4.01 METHOD OF MEASUREMENT.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.

647-5.01 BASIS OF PAYMENT.  Payment for Item 647(1), Wide Pad Dozer, 65 HP Minimum will be paid on a contingent sum basis at the rate of $125/hour on a per hour basis.  This shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to any extra compensation.  (11/12/98)R15USC

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

647(1) 	Wide Pad Dozer, 65 HP Minimum 	Contingent Sum

SECTION 660

## SIGNALS AND LIGHTING

Special Provisions

660-2.01 MATERIALS.  1. Equipment List(s) and Drawings.  Delete item a that follows the first paragraph and add the following: The Approved Products List does not apply to the 660 items.  Provide catalog cuts of all materials to the Engineer for review and approval.

2. Equipment List(s) and Drawings.  Add the following to the last paragraph.  The Engineer will deliver one copy each to State Maintenance and Operations; Technical Services; and attach the appropriate sheets of the last set in clear plastic envelopes to the inside of each controller assembly and load center.

660-3.01 GENERAL.  6. Salvaging or Reusing Electrical Equipment.  Add the following: Deliver the salvaged materials undamaged to the State Maintenance Yard at 5300 East Tudor Road in Anchorage, Alaska.  Notify Mike Knowles, Electrician, or Jerry Reed at 338-1466 one-week before the planned delivery date.

660-3.01 CONDUIT.  Add the following: The Engineer will only allow trenching to install conduits across roadways scheduled to be paved or overlaid.  After the Contractor paves the final asphalt course, however, the Engineer will not allow trenching.

660-3.02 FOUNDATIONS.  1.  Cast-in-Place Foundations.  In subparagraph f, revise the second sentence to read: Before placing the form or reinforcing steel cage, remove loose material to ensure the foundation rests on firm, undisturbed ground.

In the second sentence of subparagraph i, delete “prior to grouting” and add, ”before attaching the galvanized skirt.”

In the first sentence of subparagraphs j and k, delete “concrete pile caps” and add, ”foundations.”

Add the following after item k.:

l.	Attach a 4 AWG, bare, solid copper wire as a ground electrode conductor to the #4 spiral bar in the reinforcing steel cage.  Use an irreversible compression connector or cadweld to make the attachment.  Protect the attachment during concrete placement.  In foundations that lack reinforcing steel cages, install 21 feet of coiled 4 AWG, bare, solid copper wire as the grounding electrode.  Route the conductor to protrude near the top,

center of the foundations.  Slide a minimum 6 inch long, non-metallic, protective sleeve over the conductor.  Allow one inch of the sleeve and two feet of conductor to protrude from the foundations.

2. Pile Foundations.  Delete items a-f and substitute the following:  Do not use pile foundations for this project.

660-3.03 CONDUIT.  Revise subparagraph 6, to read: Install rigid metal conduit under existing pavements that will not be overlaid by jacking them under pavements up to 30 feet wide and under existing pavements greater than 30 feet wide by boring or drilling methods.

In subparagraph 8, delete “non-metallic”

Delete subparagraph 9, and add the following: Position conduit ends in junction boxes to provide clearances of at least 2-1/2 inches around 2-inch conduits and at least 2-inches around three inch conduits.

Add the following to subparagraph 11, Provide enough clearance between conduits to ensure grounding bushings can be installed on conduits.

660-3.05 WIRING.  Delete subparagraph 11 and add the following: Encapsulate illumination cable splices in rigid 2-piece plastic molds filled with an insulating and sealing epoxy resin.  Furnish molds large enough to complete the splices and encase the cable jackets in the epoxy resin.  Furnish molds rated for 600 volts AC operation and feature fill and vent funnels for epoxy resin.  Fill the splice mold bodies with epoxy resin that is resistant to weather, aromatic and straight chain solvents, and which will not sustain combustion.

Delete subparagraph 12 and renumber the paragraph that follows subparagraph 11 to 12.  Also revise the first sentence of new subparagraph 12 to read: Encapsulate loop lead-in and telemetry cable splices in rigid, transparent, PVC molds filled with re-enterable polyurethane electrical insulating and sealing compound.

Add the following new subparagraph: 18.  Retrofit reused poles with new tap wires, fused disconnect kits, and fuses.

Add the following new subparagraph: 19.  Whenever the conductors can not be terminated as specified in the Plans in circuit breakers due to their size, splice a piece of #8 AWG power conductor onto the end of each conductor using an overlap type, irreversible compression connector.  Insulate the splice with heat shrink tubing.  Complete the splice in the space between the top of the load center foundation and the bottom of the cabinet.  Limit the length of the #8 AWG conductor to 5 feet.

660-3.06 BONDING AND GROUNDING.  Delete this subsection and add the following: Bond and ground branch circuits according to the NEC and the following requirements.  Make all non-current carrying but electrically conductive components, including: metal conduits, junction box lids, cabinets, transformer cases, and metal posts and poles, mechanically and electrically secure to an equipment grounding conductor.  Make fixtures mounted on metal poles, including signal components and luminaires, mechanically and electrically secure to the pole.  Where an authority having jurisdiction requires grounding conductors in metal poles, install a 10 AWG power conductor with green insulation and terminate it on the grounding lug in the luminaire.

Install threaded-type grounding bushings made of malleable iron or steel with a zinc or galvanized finish on the ends of metallic conduits.  Use bushings with an insulated throat, a tin-plated copper saddle for attaching the grounding conductors, and stainless steel set screws.

Install a bare stranded copper wire for the equipment grounding conductor in conduits, except those conduits to be installed for future use.  Install size 8 AWG conductors, except in those conduits that contain circuit conductors larger than 8 AWG.  In this case, install a conductor equal in size to the largest circuit conductor.  Attach the grounding conductors to the grounding bushings, leaving 12 inches of slack between each bushing.  Connect grounding conductors together using irreversible compression type connectors to form a continuous grounding system.

Retrofit existing spare conduits that will contain new cables exclusively with new grounding bushings.  When the Plans requires installing or removing conductors from existing conduits, retrofit them with new grounding conductors sized according to the preceding paragraph.

Bond junction box lids to the grounding conductor using copper braid with a cross-sectional area equal to an 8 AWG conductor.  Connect bonding jumpers to the grounding conductors using irreversible compression type connectors.  Replace missing or damaged conduit and junction box lid bonding jumpers.

Bond standards with frangible coupling type bases by attaching one conductor from the conduit to the lower portion of the shaft.  Use conductor from the conduit to the shaft that is 48 inches long.  Bond slip-base type standards and pedestals by using 2 conductors from the conduit, one attached with a ground rod clamp to an anchor bolt and the other connected to the lower portion of the shaft.

Ground one side of the secondary circuit of a transformer.

Install a ¾ inch by 10 feet copper clad ground rod inside each controller cabinet foundation and a 6 AWG bare stranded copper wire for the grounding electrode conductor.

Provide an additional ground rod in Type II or Type III junction boxes as necessary such that the length of the grounding conductor running from any Type II or III junction box to the nearest ground rod does not exceed 300 feet.  Additional ground rods are not required for junction boxes containing only interconnect cable, unless required by the Engineer or otherwise shown on the plans.

Install an additional ground rod for signal poles that are located less than 30 feet horizontal distance from overhead power lines with 480 volts alternating current (VAC) or more.  The ground rod shall be located in the nearest adjacent Type II or Type III junction box.

660-3.07 TRAFFIC CONTROLLER ASSEMBLIES.  1.  Shop Tests.  In the second paragraph, change "6 weeks" to "2 weeks".

660-3.08 SIGNAL AND LIGHTING STRUCTURES.  4. Signal Head Mounting.  Add the following: Remove burrs from the inside and outside of holes made to pass conductors through the walls of posts, poles, and mast arms to prevent scraping of the conductors.

When side-mounting 5-section vertically stacked signal heads on poles, install a steel conduit hanger six inches below the upper horizontal framework pipe and secure the vertical framework pipe to the pole.

660-3.09 MAINTAINING TEMPORARY AND EXISTING ELECTRICAL SYSTEMS.  Delete this subsection in its entirety and substitute the following: This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the contract.  The work includes: locating, repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned according to the following specifications.

If the electrical systems is not maintained as specified herein, the Engineer will adjust payments to according to subsection 643-3.06, Traffic Price Adjustment.

At the Pre-construction Conference, furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities.  Make this person available at all times until the date of Acceptance for Traffic and Maintenance and provide all labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When beginning work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include replacing defective equipment or repairing damage before transferring maintenance responsibility.  Therefore, before starting work on the project, inventory the condition of the existing equipment and document damaged and defective equipment, which

the Engineer will inspect with the Contractor.  If the Contractor begins work before providing the Engineer with an inventory, the Contractor waives the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep components of the existing and temporary electrical systems fully operational during the progress of the work, except when the Engineer allows shutdowns to alter or remove the systems.  The Engineer will consider these systems fully operational when no damaged or defective equipment is found in service, components are clean, located, and aligned as specified herein, and photoelectric controls operate the lighting systems.  The State will pay for electricity used to operate the systems, if the public benefits from their operation.  Furnish replacement equipment compatible with equipment used in the Central Region.

Begin work to repair, replace, adjust, realign, clean, and/or relocate components of an affected system within one hour when ordered by the Engineer.  If the work is not complete the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor.

When working on a traffic signal system, print a record of work performed in the diary found in each controller cabinet.  Make sure each entry includes

- 1.	The dates and times beginning and completing work, and the names of the crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to the hours traffic restrictions are allowed in Subsection 643-3.08, Construction Sequencing.  During shutdowns, use flag persons to control traffic.  Provide local traffic enforcement and maintenance agencies 24-hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways remain open to traffic and the work includes modifying the existing lighting systems, energize the modified circuit by sunset on the same day the original circuit is retired.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever the clearance is reduced from the traveled way to less than six feet.

During the various phases of construction, shift the signal heads to keep them aligned horizontally and vertically with the approaches according to the following:

1.	For overhead signals located 53 feet and more from the stop line, maintain 17.5 feet to 21.5 feet of clearance between the traveled way and the bottom of each signal.  For closer signals refer to the MUTCD for maximum clearances.

2.	For side mounted signals, maintain nine feet to 11 feet of clearance between the traveled way and the bottom of the signal.

3.	Align overhead signals controlling a single lane with the center of the lane.

4.	Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

- When the horizontal angle to the side mounted far right signal exceeds 20o, relocate this signal to an overhead location.  Measure the angle 10 feet back from the stop line on the lane line between the two farthest left through lanes.

  - With two or more through lanes, center one signal head over each lane.

  - With one through lane and protected-permitted signal phasing, leave the five section signal over the lane line and center the signal to be relocated over the through lane.

  - Otherwise, install the relocated signal eight feet to the right of the signal centered over the through lane.

6.	For pedestrian signals, maintain seven feet to nine feet between the traveled way and the bottom of each pedestrian signal.

7.	Aim signal heads according to Table 660-2 found in subsection 660-3.08, Signal and Lighting Structures.

When no longer required, salvage original and Department provided equipment according to the plans and item 6 Salvaging or Reusing Electrical Equipment found in subsection 660-3.01, and remove other materials used in the temporary systems from the project.

Transport signal equipment, if any, from the project to the Municipality of Anchorage, Traffic Signal Electronics Shop.  Allow maintenance personnel to select the equipment they would like to salvage, and dispose of remaining equipment.  Contact the Municipality of Anchorage, Traffic Signal Electronics Shop; provide one-week notice of the intent to deliver salvaged materials.

Add the following subsection:

660-3.09(A) TEMPORARY SIGNAL SYSTEMS.  Provide temporary traffic signals at the intersections listed in the plans or special provisions.  Move traffic through these intersections at all times with fully functional traffic signals, except during shutdowns to change from one system to another.  The Engineer will limit temporary signal system shutdowns to periods during normal working hours as specified in Section 643, Traffic Maintenance.  During these shutdowns, use flag control to control the flow of traffic.

Submit a plan for each temporary signal system to the Engineer for approval before implementation. Include the same number of signal heads, signal phases, pedestrian pushbuttons, etc. found in the signal system being replaced or modified in the plan, plus the following details.

- A scale drawing of the intersection that includes lanes, their widths, and auxiliary lane pocket lengths.

- The location of all signal poles, controller cabinet, and the load center that will feed the temporary signal system.

3.	The location, sizes, and type of each signal head.

Temporary signal systems may consist of any combination of the existing systems, relocated components of the existing systems, guyed wood poles, and parts of the permanent signal system. Provide load centers as required in subsection 660-3.09(B), Temporary Electroliers.

Furnish and install materials and miscellaneous hardware required for a functional traffic signal system.  Furnish signal faces with back plates and visors.  Use temporary controller equipment compatible with equipment used in the Central Region.  Materials shall conform to the plans and specifications, except for the following:

- Install temporary controller assemblies on Type III junction boxes.

- Suspend traffic signals from messenger cables provided mounting with standard span wire hangers and securing with a second cable to prevent misalignment in a wind.  Leave sufficient signal cable slack at each pole to provide for drip loops and to allow realignment of each signal head.

- Use a minimum of two circuits to energize the signals of each phase that include two or more signal faces.  The Engineer will allow splices only at the terminal blocks in the signal faces.

Whenever temporary signals include a span wire attached to a permanent signal pole, install a guy on the permanent pole and provide protective collars to prevent chafe damage.  Exclude poles with breakaway bases in span wire supported signal systems.

Maintain fully actuated traffic signals during the normal course of construction by installing loop detectors or a video detection system.  During winter shutdown, provide loop detectors in the signal systems according to Section 6.080 of Chapter 6 of the Municipality of Anchorage’s Design Criteria Manual.

Add the following subsection:

660-3.09(B) TEMPORARY ELECTROLIERS.

When the contract includes Item 660(14), Temporary Electrolier, install temporary electroliers at the following locations, except north of Turnagain Arm of Cook Inlet no lighting is required from midnight June 7 to midnight July 5.

- Along all roadway segments that are illuminated when you begin work, when all of the following conditions apply

a.	Traffic is maintained on the subgrade, portions of the new pavement structure, or on the existing pavement.

b.	When the permanent lighting system cannot be made operational beforehand.

c.	When, because of the grading operations, a vehicle with a four inch ground clearance and five feet between the tires would snag on the existing foundations, or the existing foundations are buried in the new embankment.

- At locations specified by the Engineer, including

a.	along detours and diversions, and

b.	along traveled ways that transition from one typical section to another, and

- At temporary traffic signals, if any.

- At the locations shown in the Plans, if any.

Make temporary electroliers operational by sunset on the day of replacement or retiring the existing system, or open a roadway and/or detour to traffic.

Submit a plan for each temporary electrolier system to the Engineer for review and approval before implementing it.  Allow at least two weeks for review.  Provide temporary electroliers on the far right side of approaches at signalized intersections.  luminaires and mast arms may be installed on the signal poles when not conflicting with other overhead utilities.  Along roadways, choose one of the following options for a temporary lighting plan

- When one is included, use the temporary lighting plan detailed in the Plans.

- On roadways with existing lighting, provide new foundations and install poles and mast arms sized to keep the existing luminaires in their existing positions horizontally and vertically over the roadway.  In this case, no lighting design is required.

- Design temporary lighting system using the Contractor’s choice of luminaires, including the luminaires of the permanent lighting system.  Use a layout pattern, mounting height, and luminaire offset and spacing that provide a light distribution that conforms to AASHTO’s “An Informational Guide for Roadway Lighting” illuminance method of design.  Design the system for the roadway’s functional class as specified in the Department’s Annual Traffic Volume Report.

Furnish and install materials and miscellaneous hardware required to provide a functional lighting system, including foundations and electrical load centers.  Size the branch conductors to provide the minimum voltage the ballast manufacturer recommends at the most remote luminaire.  Materials shall conform to the requirements of the Plans and Specifications, except branch conductors may be triplex aluminum with messenger cable if they are installed overhead. Install branch conductors in underground electrical conduit when overhead conductor clearances do not conform to the National Electrical Safety Code (NESC).

Use any of the following poles.

1.	Existing light poles found within the project limits and scheduled to be salvaged.

2.	Poles from the permanent lighting system.

3.	New or used furnished poles, that maintain a minimum 30-feet difference in elevation between a luminaire and the edge of traveled way beneath it.  Provide certification on the merchantability of all used poles.  Poles must meet the following requirements:

a.	ANSI Class 4 wood poles.  Install them outside the clear zone during winter shutdown.  To determine the clear zone, see subsection 1130.02 of the Alaska DOT/PF Highway Preconstruction Manual.

b.	Steel, aluminum, or fiberglass poles that meet design criteria for 80 mile per hour wind speeds according to AASHTO’s 1994 edition of the “Standard Specifications for Structural Supports for Highway Signs, Luminaires, and Traffic Signals”.

c.	Poles that are part of the temporary signal systems.

Furnish temporary electroliers, in service at any time from October 1 through May 15 and located within the clear zone, with an approved yielding type base.  Approved yielding bases consist of FHWA approved slip bases, transformer bases, or frangible couplings.  Install wood poles and other fixed base poles outside the clear zone or behind guardrail or portable concrete barrier that protects against another hazard.

Install temporary electroliers, in service at any time from May 15 through September and located within the clear zone, with approved yielding bases or with fixed bases shielded by 30 feet of barrier and an FHWA approved end treatment.  Provide two feet of clearance between the barrier and pole.  Consider the costs of furnishing the barrier and an end treatment a subsidiary obligation of Item 660(8), Temporary Electrolier.  Replace fixed base poles that are located within the clear zone and that will remain in service after October 1 with yielding base poles at no expense to the State.

Use any of the following load centers to energize the temporary lighting and signal systems.  Provide work needed to modify load centers to provide functional temporary lighting and signal systems according to the NEC.

- Permanent load centers installed in their plan location.

- Existing load centers scheduled to remain intact until completion of the project.  Reelocate and reuse existing load centers only if approved.

3.	Approved temporary load centers with photoelectrical controlled lighting circuits.  Provide a temporary load center when retiring an existing load center that is not approved, and when approved load centers are unavailable.

Approved load centers include load centers UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "Suitable for use as service equipment".

Add the following subsections:

660-3.11 SALVAGING OR REUSING ELECTRICAL EQUIPMENT.  Transport signal equipment, if any, from the project to the State of Alaska, Highway Maintenance Yard located on Tudor.  Allow maintenance personnel to select the equipment they would like to salvage, and dispose of all remaining equipment.  Provide one-week notice of the Contractor’s intent to deliver salvaged materials.

660-3.12 SIGNAL SYSTEM TIMING AND ADJUSTMENTS.  The Engineer will use Municipality of Anchorage (MOA) signal maintenance personnel for certain work inside controller cabinets.  Before they arrive to terminate conductors, ensure terminal connectors are attached conductor ends and label paired loop detector conductors and cables as specified in Subsection 660-3.05, Wiring.  On projects outside the MOA, send controller equipment to the MOA for testing and complete work specified inside controller cabinets

Controller Cabinet Preparation.  Ship the traffic controller cabinet(s) and equipment to the Municipality of Anchorage Traffic Signal Electronics Shop at 3650 E. Tudor Road, Building C.  Cabinet wiring will be inspected, signal equipment burned in, cabinets customized for desired operation, and equipment tested according to Subsection 660-3.07, Shop Tests.

- Loop Detector Wiring.  Municipality of Anchorage Traffic Signal Maintenance (MOA Signal Maintenance) will test and connect paired loop detector conductors to the terminal blocks.

- Control Cable Wiring.  When modifing an operational signal system or controller assembly, MOA Signal Maintenance will connect control cables within the controller cabinet to the terminal blocks.

- Timing Adjustments.  During construction, MOA Signal Maintenance may adjust the system and intersection operational timing to accommodate project conditions.

- Interconnect Wiring.  MOA Signal Maintenance will test and connect interconnect wiring to the terminal blocks.

660-4.01 METHOD OF MEASUREMENT.  Add the following:

Item 660(14), Temporary Electrolier.  By each electrolier furnished, installed and maintained as directed by the Engineer.

660-5.01 BASIS OF PAYMENT.  Add the following: Payment for Item 660(15) Signal Repair, will be made according to subsection 109-1.05 for labor, materials, and equipment used to do repairs.  A directive will not be required to initiate payment for work performed under Item 660(15).

Add the following: The lump sum prices paid for the items included in the Contract includes full compensation for all work involved in furnishing and installing, assembling, modifying, and removing the components of the systems shown on the plans.  This includes: completing all excavation to install foundations, conduits, and junction boxes, backfilling and compacting trenches, removing and replacing improvements, installing sumps under junction boxes, and pulling conductors.  The lump sum prices paid also include full compensation for all work specified in the Standard Specifications and Special Provisions.  This includes: getting all materials approved; preparing as-built plans, maintaining the electrical systems, adjusting junction boxes to grade, making all splices, labeling all conductors, completing all tests, and delivering salvaged electrical equipment.

The Engineer will pay Item 660(26), Signal System Timing and Adjustments, based on paid receipts plus 15 percent for authorized work performed by the Municipality of Anchorage.  A directive will not be required to initiate payment for work performed under Item 660(26).  The Contractor shall bear all costs of the Municipality re-testing equipment that fails to comply with the Plans and Specifications.

The unit price paid for each temporary electrolier includes full compensation for all work involved in getting your plan and materials approved, and moving, furnishing, assembling, installing, and making each temporary electrolier operational.  The price also includes full compensation for installing a foundation, removing and replacing improvements, installing conductors, maintaining the electrical system, installing temporary electrical load centers when load centers are unavailable for use, and removing the temporary electrolier and its foundation when it is no longer needed.

Payment for Item 660(14), the Engineer will pay Temporary Electrolier on a contingent sum basis at the rate of $1,000/each.  The Engineer does not require a change order/directive for this item.

All items required to be furnished and installed under section 740 will be subsidiary to item 660(18) Traffic Signal System Modifications.

The unit price paid for each temporary electrolier includes full compensation for all work involved in getting your plan and materials approved, and moving, furnishing, assembling, installing, and making each temporary electrolier operational.  The price also includes full compensation for installing a foundation, removing and replacing improvements, installing conductors (in electrical conduit or by direct bury only), maintaining the electrical system, installing temporary electrical load centers when load centers are unavailable for use, and removing the temporary electrolier and its foundation when it is no longer needed.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

660(11A)	Traffic Loop Replacement	Contingent Sum

660 (12)	Cantilever Sign Support	Lump Sum

660(14)	Temporary Electrolier	Each

660(26)	Signal System Timing and Adjustments	Contingent Sum

660(18_)	Traffic Signal System Modifications Complete ______	Lump Sum

660(34)	Salvage Signal System Complete	Lump Sum

Add the following Section:

SECTION 669

## AUTOMATED TRAFFIC RECORDERS

Special Provisions

669-1.01 DESCRIPTION.  This work shall consist of furnishing and installing eleven automated traffic recorder stations.

An Automated Traffic Recorder (ATR) station is a vehicle detection system and may contain a traffic volume counter, an Automated Vehicle Classifier (AVC), a Weigh-In-Motion (WIM) system and/or other equipment.  ATRs are operated and maintained by personnel of the Highway Data Section (HDS); main office located at 2200 E. 42nd Ave., Anchorage, phone (907) 269-0876.

A simple form of ATR consists of inductive loop sensors connected to a traffic counter.  In each traffic lane, an inductive loop is buried beneath the pavement.  Lead wires run from the sensors to a type CBA1 cabinet located at the side of the road.  At the type CBA1 cabinet, the lead wires connect to the traffic counter.  A portable, battery-operated traffic counter that detects passage of vehicles and stores the data for later retrieval collects traffic volume information.

A typical AVC consists of inductive loop and piezoelectric sensors connected to a traffic counter.  In each traffic lane, two inductive loops are separated by a specific travel distance and buried beneath the pavement.  A single piezoelectric sensor is located between them, embedded in the pavement surface.  Lead wires run in underground conduit from the sensors to a type CBA2 cabinet located at the side of the road.  Inside the type CBA2 cabinet, the lead wires connect to the traffic counter.  The traffic counter detects the presence and speed of passing vehicles from inductive loop signals.  The traffic counter detects axle number and center-to-center axle spacing from piezoelectric signals.  Presence, speed and axle passage information is processed by the traffic counter to classify the number and type of vehicles, which is stored for later retrieval.

ATR stations may be equipped with a Temperature Data Recorder (TDR), which consists of temperature sensors connected to a datalogger.  Sampled conditions may include air temperature, pavement profile temperatures and subgrade profile temperatures.  Temperature sensors send voltage signals to the datalogger.  Sensor voltage levels are processed by the datalogger to yield temperature information that is stored for later retrieval.

The locations of traffic detection sensors and cabinets, shown on the plans are approximate and the Engineer shall establish the exact locations in the field.

A general description of the Automated Traffic Recorders on the project is as follows:

H1: 	Glenn Highway, Station “OUT” 171+95, ATR, 6 lane vehicle sensor array with 1 Presence Loop per lane, existing right offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H2: 	Glenn Highway, Station “OUT” 150+00, AVC, TDR, 5 lane vehicle sensor array with 2 Presence Loops and 1 Piezoelectric sensor per lane, existing right offset CBA2 cabinet with electrical and telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA2 cabinet, electrical load center, Junction Boxes, Conduit, environmental sensors, subsurface temperature probe, loop presence sensors and piezoelectric sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.  The Contractor shall install Piezoelectric Sensors in the surface of the new pavement by sawcutting as shown on the plans.

H3: 	5th Avenue, Station “E5” 121+40, ATR, 4 lane vehicle sensor array with 1 Presence Loop per lane, existing left offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H4: 	5th Avenue, Station “E5” 96+60, ATR, 4 lane vehicle sensor array with 1 Presence Loop per lane, existing left offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H5: 	5th Avenue, Station “E5” 74+55, ATR, 4 lane vehicle sensor array with 1 Presence Loop per lane, existing left offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H6: 	5th Avenue, Station “E5” 62+63, ATR, 3 lane vehicle sensor array with 1 Presence Loop per lane, existing right offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H7: 	5th Avenue, Station “E5” 55+45, ATR, 3 lane vehicle sensor array with 1 Presence Loop per lane, existing right offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H8: 	6th Avenue, Station “E6” 62+00, ATR, 4 lane vehicle sensor array with 1 Presence Loop per lane, existing right offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H9: 	6th Avenue, Station “E6” 54+90, ATR, 3 lane vehicle sensor array with 1 Presence Loop per lane, existing right offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H10: 	Airport Heights Blvd., Station “AH” 26+75, ATR, 6 lane vehicle sensor array with 1 Presence Loop per lane, 50 ft right offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

H11: 	Airport Heights Blvd., Station “AH” 13+35, ATR, 4 lane vehicle sensor array with 1 Presence Loop per lane, 35 ft left offset CBA1 cabinet without electrical or telephone service.

The Contractor shall completely remove and dispose of the existing ATR site.  The Contractor shall supply and install the CBA1 cabinet, Junction Boxes, Conduit and loop presence sensors as shown on the plans.  The Contractor shall install Inductive Loop Presence Sensors beneath the new pavement by burial as shown on the plans.

669-1.02 REGULATIONS AND CODE.  Materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

Electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01 MATERIALS.  Materials provided shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring.  Wiring shall be according to subsection 660-3.05, Wiring.  Single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.  Wires and cables must be home run labeled in each junction box and cabinet; for example, W1SLA (for wire) and GaSLA (for cable) as shown on the plans.

2.	Conduit.  Conduit shall be according to subsection 660-3.03, Conduit.  Conduit, except for PVC conduit forming the inductive loops, shall be galvanized rigid metal.  Grounding bushings shall be plastic-sleeved to minimize the potential for insulation damage during wire pulls.

3.	Junction Boxes.  Junction boxes shall be according to subsection 660-3.04, Junction Boxes.  The covers of junction boxes used for loops or sensor wires shall be labeled 'TRAFFIC'.  The covers of all junction boxes used to provide electrical service to ATR installations shall be labeled 'ELECTRIC’.  Junction boxes for 120V/240V electrical service shall be kept completely separate from junction boxes containing loop or sensor wiring

4.	Terminal Blocks.  Terminal blocks shall have nickel, silver or cadmium plated brass binder-head screw terminals.  Terminal blocks shall be a barrier type, rated 600 VAC at 20 Amps, sized for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips.

5.	Presence Loops.  Presence loops shall be according to subsection 740-2.05, Conductors.  Conductors used for detector presence loops shall be UL listed as IMSA specification #51-5-1984 single conductor PVC nylon with tube jacket, type THHN, #14 AWG.

Multiple pair loop lead-in cable shall consist of twisted pairs of 18AWG stranded tinned copper wire.  Each twisted pair shall have its own 20AWG tinned copper drain wire.  An aluminum foil shield shall surround each individual bundle of twisted pair and drain wire.  Multiple pair loop lead-in cable shall have an overall PVC or PE outer jacket.

- Electrical Load Centers.  Electrical Load Centers shall be NEMA Type 3R and provide a 120/240V 2.5KVA single-phase, three-wire-circuit electrical service.

- Style CBA1 Cabinets.  Cabinets shall meet or exceed a NEMA Type 3R rating.  Style CBA1 cabinets shall meet the following requirements:

Cabinet Construction.  The cabinet and hinged door shall be constructed from sheet aluminum alloy, and shall be unpainted with a smooth exterior finish.  Welds shall be neatly formed and free of irregularities.  Inside and outside edges of the cabinet shall be free of burrs.  Provide cabinet with aluminum mounting plate as shown on the plans.

- Style CBA2 Cabinets.  Cabinets shall meet or exceed a NEMA Type 3R rating.  Cabinets shall be third party certified as an assembly.  Style CBA2 cabinets shall meet the following requirements:

- Cabinet Dimensions.  Unless otherwise shown on the plans, the cabinet shall be 48-in high, 27-in wide, and 16-in deep.

- Cabinet Construction.  The cabinet and door shall be constructed from 5052-H32 or better sheet aluminum alloy with a minimum thickness of 1/8-in.  The cabinet shall be unpainted, with a smooth grain finish on the exterior.  Welds shall be neatly formed and free of cracks, blow holes and other irregularities.  Inside and outside edges of the cabinet shall be free of burrs.  The cabinet shall be designed with a sloped top to prevent the accumulation of water on its top surface.

- Door.  The door opening shall be double flanged on all four sides to prevent dirt and liquids from entering the enclosure when the door is opened.  A door restraint shall be provided to prevent door movement in windy conditions.  The cabinet door shall be a minimum of 80% of the front surface area and shall be hinged on the right side when facing the cabinet.  The door shall be furnished with a gasket that satisfies the physical properties found in UL508 table 21.1 and shall form a weather tight seal between the cabinet and the door.  The hinge shall be continuous and made either of stainless steel or of minimum of 1/10-in thick aluminum.  The hinge shall either be securely welded along a quarter or more of its length, or bolted to the cabinet utilizing stainless steel bolts and non-slip nuts.

- Latch/Lock.  The latching mechanism shall be a 3-point draw roller type.  The center catch and pushrods shall be either stainless steel or cadmium plated, Type II Class 1, equal or better.  Rollers shall have a minimum diameter of 3/4-in and will be made of nylon.  A stainless steel operating handle shall be furnished with a 3/4-in shank.  The lock shall be a Corbin #2 lock keyed to match existing Highway Data Section (HDS) cabinets.  Two keys shall be furnished with each lock.

- Ventilation.  Ventilation shall be provided with louvered vents in the front door with a removable air filter.  Louvers shall satisfy the NEMA rod entry test for 3R ventilated cabinets.  The filter shall cover the vents and shall be held firmly in place with bottom and top brackets and a spring-loaded top clamp.  Exhaust air shall be vented out between the top of the cabinet and the door.

- Shelves.  Adjustable equipment shelves shall be mounted on "C" mounting channels inside of cabinet and be supported on both sides.  There shall be 2 vertical channels mounted on both sides of the cabinet and on the back, for a total of 6 inside each CBA2 cabinet.  Shelves shall be constructed from 5052-H32 or better sheet aluminum alloy with a minimum thickness of 1/8-in.  The shelf depth shall be a minimum of 10.5-in.  Shelves shall be adjustable to within 4-in of the bottom and to within 8-in of the top of the cabinet.

- Keyboard Tray.  A retractable tray shall be mounted as shown in the plans.

- Terminal Blocks.  Terminal Blocks shall be mounted horizontally as shown in the plans.

Style CBA2 cabinets which include electrical service shall also meet the following requirements:

- Circuit Breaker Panel.  The circuit breaker panel shall conform to the UL67 and NEMA PB1 standards.  The circuit breaker panel shall be an MLO, Two-Pole, 3 wire configuration, rated 40 Amp (minimum) 120/240 Volts, in a NEMA Type 2 enclosure with separate neutral and ground buses.  Circuit breakers shall consist of two 20 amp single-pole types with a minimum short-circuit interrupting rating of 10,000 AIC.  Circuit breaker #1 will serve the utility and equipment receptacles, and circuit breaker #2 will serve the thermostatically controlled outlet, cooling fan, and cabinet light.

- Transient Voltage Surge Protection.  Transient voltage surge protection, rated minimum 500 Volts at 3000 Amps, shall be integral to the circuit breaker panel, or integral to each individual circuit breaker.

- Interior Light.  The interior light fixture shall be a fluorescent, 120 volt single-tube lamp rated 13 watts minimum with a ballast that will start the lamp at temperatures of 0°F.  A single pole, illuminated toggle switch, mounted inside of the cabinet door, will control the light.

- Cooling Fan.  A thermostatically controlled fan in the top of the cabinet shall operate at a settable high temperature limit and exhaust air through a filtered and hooded vent at the top front of the cabinet.  Any integral thermostat will be set at a temperature lower than the thermostat noted in item n below so that the auxiliary thermostat controls the fan, and not any integral thermostat.

- Thermostatically Controlled Outlet.  A thermostatically controlled single duplex outlet shall operate at a settable low temperature limit.

- Thermostats.  Thermostats for the thermostatically controlled outlet and cooling fan shall be remote bulb types with SPDT contacts rated for 16 amps @ 120 VAC for combined motor and resistive loads.  Thermostats shall be Tradeline T6031A1029 (equal or better), White-Rogers, Johnson Controls, or Sunne brands. Thermostats for the “Thermostatically Controlled Outlet” shall have a contact that closes on lowering temperature and set at 35°F.  The thermostat for the “Cooling Fan” shall have a contact that closes on rising temperature and set at 90°F. Mount sensing bulbs as shown on the plans.

- Conduit, Raceway and Layup.  Wiring for 120V equipment including circuit breaker panelboard, light, vent fan, and power receptacles shall be in EMT, liquid tight metal flex conduit or metal clad.  Other low voltage wiring shall be terminated on terminal blocks and neatly trained within cabinet using wiring duct or ties.

- Certification.  The Cabinet Assembly consists of the cabinet itself and high voltage (greater than 24 volts) components that are permanently installed, including the circuit breaker panel, receptacles, light and fan as shown on the drawings or described herein.  The Contractor shall obtain certification that the cabinet and associated permanently installed equipment, as a unit, complies with recognized applicable national standards through an authorized local or national testing agency or fabrication shop that complies with ANSI Z34.1-1987 “Third-Party Certification Programs for Products, Processes, and Services”, including but not limited to; Electrical Testing Laboratories (ETL), Underwriters Laboratories (UL), Canadian Standards Association (CSA), Electro Test Incorporated (ETI), or other certified testing agency recognized by the Labor Standards & Safety Division of the State of Alaska Department of Labor.

- Pavement.  Pavement materials shall meet the following requirements:

- Asphalt Pavement.  Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement, Type II and shall be approved by the Engineer.

- Concrete Pavement.  Materials used for concrete pavement shall conform to Section 501, Structural Concrete, and the amendments contained herein.

- Environmental Sensors.  The Contractor shall provide environmental sensors.

- Road Temperature Thermocouple.  The Datalogger Road Temperature Thermocouples shall be equal to or better than a Campbell Scientific Model 105-L100 Road Temperature Thermocouple.

- Air Temperature Thermocouple.  The Datalogger Air Temperature Thermocouple shall be equal to or better than a Campbell Scientific Model 107-L50 Air Temperature Thermocouple.

- Radiation Shield.  The Datalogger Air Temperature Thermocouple Radiation Shield shall be equal to or better than a Campbell Scientific Model No. 41301 6-Plate Gill Radiation Shield.

Environmental Sensors are available from:

Campbell Scientific, Inc.

815 W. 1800 N

Logan, Utah 84321-1784

http://www.campbellsci.com

voice:  (801) 753-2342

fax:  (801) 752-3268

11.	Vertical Temperature Probes.  The vertical temperature probes shall be equal to or better than an MRC Model TP101 temperature probe.  The temperature probes shall meet the following requirements:

a.	Thermistors.  Total of 16 thermistors.  Each thermistor shall be accurate to ± 0.2 °F.

b.	Top Thermistor.  Thermistor number one shall function at the end of a 1-ft lead connected to the top of the temperature probe.

c.	Thermistor Placement.  Thermistors shall be placed along the length of the probe at 3" spacing for first 12".  Thermistors shall be placed along the length of the probe at 6" spacing from 12" to 72".

d.	Connection Cable.  The interface cable shall project radially from the top of the temperature probe.  The interface cable shall have sufficient length (minimum of 100’) to reach the cabinet without splices (does not require 4-prong plug)

Vertical Temperature Probes are available from:

Measurement Research Corporation

4126 4th Street NW

Gig Harbor, WA 98335

voice:  (206) 851-3200

669-3.01 CONSTRUCTION REQUIREMENTS.

1.	Wiring.

a.	Referenced Requirements.  Wiring shall be installed according to subsection 660-3.05, Wiring.

b.	Termination.  At junction boxes, unused pairs shall be terminated within splices.  At cabinets, unused pairs shall be terminated to a terminal block.  At terminal blocks, conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs.

c.	Relief.  Wiring shall have at least 2-ft of slack cable in each junction box and at least 6-ft of slack cable available in the equipment cabinet before the terminal block.

d.	Labeling.  Wiring shall be labeled in junction boxes and at terminal blocks.

2.	Conduit.

a.	Referenced Requirements.  Conduit shall be installed according to subsection 660-3.03, Conduit, or as indicated on the plans.

b.	Pull Cords.  Nylon pull cords shall be left in conduits larger than 1-in and in spare conduits.

c.	Bushings.  Plastic or plastic-sleeved bushings shall be in place before wire pulls are performed.

3.	Junction Boxes.

a.	Referenced Requirements.  Junction boxes shall be installed according to subsection 660-3.04, Junction Boxes, or as indicated on the plans.

b.	Voltage Limitation.  Junction boxes used for ATR installations shall not contain any wiring of systems at or greater than 24 V or conduits carrying wiring of systems at or greater than 24 V.

- Terminal Blocks.

- Terminal Block Placement.  Terminal blocks within cabinets shall be mounted so that terminals are easily accessible from the front of the cabinet.

- Labeling.  Terminal blocks and wire pairs shall be clearly labeled on the block.

- Termination.  Conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs.

- Presence Loops.

- Referenced Requirements.  Presence loops shall be installed and constructed according to subsection 660-3.05, Wiring, unless otherwise specified on the plans.

- Placement Design Adherence.  The plans are not schematics; installation of the presence loops shall closely conform to the location and layout of conduit runs shown in the plans.

- Presence Loop Dimensions.  Unless otherwise noted, presence loops shall be formed of four turns of wire, and shall be 6-ft square with plus-or-minus 1-in (± 1-in) tolerance.

- Presence Loop Dimensions for On-Ramps and Off-Ramps.  Presence loops in On-Ramps and Off-Ramps shall be formed of four turns of wire, and shall be rectangular 8-ft wide and 6-ft long with plus-or-minus 1-in (± 1-in) tolerance.

- Lead-in Conduit.  Lead-in conduit from edge of pavement to the presence loops shall be straight and perpendicular to the centerline of the road.

- Presence Loop Alignment.  Presence detector loops shall be centered in the traffic lane plus-or-minus 1-in (± 1-in) tolerance.

- Presence Loops in Asphalt.

- Presence Loop Interval.  Unless otherwise noted on the plans, presence loops in a lane shall be located 16-ft from leading edge to leading edge with plus-or-minus 1-in (± 1-in) tolerance.  Presence loops located in adjacent lanes shall be aligned within plus-or-minus 1-in (± 1-in) tolerance.

- Presence Loops In Existing Asphalt.  Presence loops installed through existing asphalt pavement shall be installed using full-lane-width cuts a minimum of 8-ft length.  Inductive loops shall be centered in the 8-ft cut and spaced a minimum distance of 1-ft from the edge of the cut.  Edges of the cuts shall be heated and tack-coated during patching to ensure full adhesion.  Full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from 'telegraphing' through the final lift asphalt.

Compaction tests shall be required at the discretion of the Project Engineer.

- Presence Loops In New Asphalt.  Loops installed in new asphalt paving shall be installed immediately before final paving of the particular section of road.  Installation of loops after final lift paving shall not be permitted.

- Presence Loops in Concrete.

- Presence Loop Placement.  Unless otherwise noted on the plans, presence loops in a lane shall be located 24-ft from leading edge to leading edge with plus-or-minus 1-in (± 1-in) tolerance.  Presence loops located in adjacent lanes shall be aligned plus-or-minus 1-in (± 1-in) tolerance.

- Presence Loop-Install Concrete Saw Cutting.  Saw cutting for inductive detector loops shall not be performed until after the Project Engineer confirms that the PCC pavement has been ground, straight-edged and brought into tolerances as provided in these Special Provisions and subsection 501-3.09.3, Finishing Concrete Surfaces: Concrete Decks.

A diagonal cut shall be placed 6-in inside each square corner of presence loop slots cut into the PCC pavement.  These diagonal cuts allow avoidance of sharp corners and bends that may damage the presence loop wire.

The Contractor will not begin sawcutting until the Engineer approves the sawcutting method.

Slot cuts in the pavement shall be washed clean, blown out and thoroughly dried before installing presence loop wire.  After the loop wire is placed, the sawcut shall be filled with 3M epoxy loop sealant or an approved equal.

- Piezoelectric Sensors.

- Manufacturer's Recommendations: Piezoelectric sensors shall be installed according to AVC equipment and piezoelectric sensor manufacturer's recommendations.  Piezoelectric sensor installations will be observed and approved by the piezoelectric sensor manufacturer’s representative, or a piezoelectric sensor manufacturer-certified installation technician.

- Placement Design Adherence.  The plans are not schematics; installation of the piezoelectric sensors shall closely conform to the location and layout of conduit runs shown in the plans.

- Sawcut Requirement.  Piezoelectric sensors shall be installed in sawcut slots in final pavement.  "Blockouts" shall not be used.

- Coaxial Cable.  Coaxial cables shall be run to the equipment cabinet without splices and terminated on the specified terminal block, with at least 6-ft of slack cable available in the equipment cabinet before the terminal block.

- Lead-in Conduit.  Lead-in conduit from edge of pavement to the piezoelectric sensors shall be straight and perpendicular to the centerline of the road.  Lead-in conduits for piezoelectric sensors shall be installed and capped at the sensor end with tape or sealant before paving.  Lead-in conduits shall extend beyond the edge of the pavement.  Lead-in conduit runs to junction boxes and cabinets may be completed before or after paving.

- Piezoelectric Sensor Alignment.  Unless otherwise noted, Piezoelectric Sensors shall be centered in the traffic lane plus-or-minus 1-in (± 1-in) tolerance.

- Piezoelectric Sensor Alignment for Shouldered Lanes.  Piezoelectric Sensors in Shouldered Lanes shall be offset from centerline toward the outside shoulder.  Piezoelectric Sensors in Shouldered Lanes shall extend 1-ft beyond the fog line plus-or-minus 1-in (± 1-in) tolerance.

- Piezoelectric Sensor Interval.  Unless otherwise noted, each piezoelectric sensor shall be centered in the travel interval between that sensor’s adjoining inductive loops.  Piezoelectric sensor placement shall be within plus-or-minus 1-in (± 1-in) tolerance.

- Piezoelectric Sensor Replacement In Existing Pavement.  Any piezoelectric sensors and epoxy to be replaced shall be completely removed by sawcutting.  Sawcuts for piezoelectric sensor removal shall be straight and square.  Sawcut slots resulting from piezoelectric sensor removal shall be filled with the same type epoxy as used to install piezoelectric sensors.  Epoxy patched sawcut slots shall be formed by grinding to match the pavement surface profile.

Replacement piezoelectric sensors shall be centered 1-ft from the original location of removed sensors, offset in the direction opposite of lane traffic flow.

- Piezoelectric Sensors in New Asphalt.  Piezoelectric sensors installed in new asphalt pavement shall be installed only after final paving and three day’s normal traffic use of the particular section of road.

- Piezoelectric Sensor Install Concrete Saw Cutting.  Saw cutting for piezoelectric sensors shall not be performed until after the Project Engineer confirms that the PCC pavement has been ground, straight-edged and brought into tolerances as provided in these Special Provisions and subsection 501-3.09.3, Finishing Concrete Surfaces: Concrete Decks.  The Engineer shall approve the sawcutting method before beginning cutting.  Saw cuts in the pavement shall be washed clean, blown out and thoroughly dried before installing piezoelectric sensors.

- Cabinets.

- Cabinet Placement and Orientation.  Cabinets shall be installed out of the clear zone and with the doors facing away from the road.

- Conduit Entry.  Conduits entries for any above-ground enclosure shall be made through the bottom of the enclosure.  No conduit runs shall be cut through the sides or top of any above-ground enclosure.

- Style CBA1 Cabinets.

- Mounting.  The Style CBA1 cabinets shall be mounted on a 2.5-in perforated steel tube and supported with a sleeved concrete foundation as shown on the plans.

- Terminal Blocks.  Terminal blocks in CBA1 cabinets shall be mounted vertically as shown on the plans.

- Style CBA2 Cabinets.

Mounting.  The Style CBA2 cabinets shall be mounted on 4-in GRMC or DN100 galvanized pipe and supported with a reinforced concrete foundation as shown on the plans.

- Utilities.

- Electrical.  The Contractor shall provide and install the Load Center according to the plans, specifications and the requirements of the appropriate Electrical Utility.  Wiring from the Load Center to the equipment in the cabinet shall be provided and installed by the Contractor.  The Contractor shall request inspection of the Load Center by the Department of Labor, Division of Mechanical Inspection (DOL/DMI).  After approval of the Load Center by the DOL/DMI, the Contractor shall inform the Resident Engineer as to when electrical service is needed at the Load Center, with sufficient time to schedule the installation with the Electrical Utility before commissioning of the equipment.  The Electrical Utility will provide service to the Load Center upon request of the Engineer.

- PSTN (public switched telephone network).  The Telephone Utility will provide and install a Network Interface Device (NID) in or near the Cabinet.  Underground wiring for telephone service shall be provided and installed by the Telephone Utility.  The Contractor shall provide and install a type RJ-11 telephone jack inside the Cabinet, and shall install all wiring to connect the telephone jack with the NID.  The Contractor shall inform the Engineer as to when telephone service is needed at the telephone jack, with sufficient time to schedule the installation with the Telephone Utility before commissioning of the equipment.  The Engineer will make arrangements in writing with the Telephone Utility to install and connect the NID.  The Engineer will inform the Contractor of the telephone number at the NID.

- Asphalt Pavement Smoothness: There shall be no transverse seams, joints or roughness within 50-ft of any inductive loops placed in asphalt pavement section.  The finished surface of the asphalt shall be tested with a straightedge 10-ft long.  The surface shall not vary more than ¼-in from the lower edge of the straightedge within 50-ft of all sensors at the ATR installations.  At the discretion of the Engineer, a profilograph equipped with a chart recorder shall be run along each wheelpath of each lane.  The profilograph will be supplied by the Highway Data Section and shall be operated by Contractor personnel.  Each profilogram shall extend 50-ft beyond either end of the ATR installation.  The asphalt surface as recorded by the chart recorder shall not vary more than ¼-in within 10-ft of distance.

- Concrete Pavement Smoothness: The Portland Cement Concrete pavement smoothness shall be done according to subsection 501-3.09.3, Finishing Concrete Surfaces: Concrete Decks.

- Field Inspection.  Before installation of conduit, wiring, inductive loops, bending plate equipment, piezoelectric sensors, temperature sensors or cabinets, the Contractor shall notify the Engineer.  Notification shall be given in writing, through the Project Engineer, a minimum of 3 working days before installation (excluding Saturday, Sunday and State or Federal Holidays).  The Engineer shall be present to approve the installation before final burial or encasement.  Any unacceptable installations shall be corrected and re-inspected for completeness before burial or encasement.  Any burial or encasement without approval by the Engineer shall be uncovered, removed, and/or replaced at the Contractor's expense.  Any expense or delay in the project scheduling will be the responsibility of the Contractor.

669-3.02 ACCEPTANCE TESTING.  The Contractor shall perform acceptance testing on all ATR installations.

- General Tests.  The Contractor shall perform tests for the ATR installations according to subsection 660-3.01.7, Field Tests.

- AVC Acceptance Tests.

- Scope and Governance.  In addition to the General Tests, the Contractor shall perform Acceptance Tests on all AVC installations.  AVC Acceptance tests govern acceptance or rejection of the AVC installation.

- Manufacturer Participation.  Acceptance tests shall be observed and assisted by the AVC counter manufacturer’s representative, or an AVC counter manufacturer-certified installation technician.

- Engineer Participation.  The Engineer shall be on-site during final acceptance testing.  The Contractor shall provide documentation of the test vehicle’s gross weight and measured axle spacing to the Engineer before testing.  The Engineer must approve the test vehicle before testing.  The Engineer must approve the scheduling of data sampling and testing for each lane before testing.

- Results Certification.  The Engineer shall certify in writing when the installation has met the accuracy requirements of the acceptance tests.

- Acceptance Test Procedure.  The contractor will perform the Acceptance Tests as follows:

The contractor shall acquire a set of test data for the AVC sensor array.  Test data shall be obtained by passing a test vehicle over the AVC sensors in each lane.  Test data shall consist of 10 valid samples per lane for the test vehicle.  Test data samples will include FHWA class designation and computed axle spacing for each sensor pass.

To be considered valid, sample data must be obtained under the following conditions:

- The test vehicle must maintain good lane discipline while traversing the entire sensor array.

- The test vehicle must maintain a constant speed, between 40mph and the maximum speed limit, while traversing the entire sensor array.

- Data for a particular lane must be acquired using the same vehicle.

- Sample data must be from successive sensor passes of the test vehicle.  Data may not be omitted or included out of order for any 10 samples.

- Accuracy Requirements.  The Automated Vehicle Classifier must meet the following requirements separately in each lane:

- The AVC system correctly assigns FHWA class designation for 9 out of 10 successive sensor passes of the test vehicle.

- The AVC system computes axle spacings to within 6-in of the actual measurements, for 9 out of 10 successive sensor passes of the test vehicle.

- Test Vehicle.  The Contractor shall provide, and arrange for, the test vehicle and drivers as needed for the acceptance testing.

The test vehicle shall be a five axle, eighteen wheel, single trailer vehicle (FHWA Class 9), with high-cube-rated (HCR) trailer.

- Class 9 Vehicle.  The Class 9 vehicle shall meet the following requirements:

- spacing between the steering axle and the drive axle group of 11.3 to 24.6 ft

- spacing between the drive axles of 3.5 to 6.0 ft

- spacing between the drive axle group and the trailer axle group of 6.1 to 46.0 ft

- spacing between the trailer axles of 1.1 to 40.0 ft

- Vehicle Loading.  The Contractor shall ensure that the test vehicle is loaded with non-shifting material to a minimum of 50% of legal load during testing.

- Tire Inflation.  The Contractor shall ensure that all tires on the test vehicle are inflated to recommended pressures during testing.

- Weighing Method.  The gross weight of the test vehicle and the weight of the test vehicle’s axle groups shall be determined by weighing on a static scale at a scale house operated by the State of Alaska Department of Commerce, Division of Weights and Measures.

An axle group is defined as any two axles whose centers are within 8-ft of each other.

A Class 9 single trailer test vehicle has three axle groups.

669-3.05 DELIVERABLES.  Deliverables shall be submitted to the Engineer before final approval of the work or as otherwise called for herein.

- Materials Submittal.

- Format and Contents.  The Contractor shall provide a Materials Submittal of proposed equipment and materials for the ATR installations.  The Materials Submittal shall consist of three collated copies of an equipment and materials portfolio.  Each identical portfolio shall contain information of sufficient detail to determine the suitability of the equipment and materials proposed.

- Table of Contents.  Each portfolio shall include a table of contents listing each item's intended uses, item description, product name, manufacturer, model or part number and reference to associated information within the portfolio.

- Reference Drawings.  The Materials Submittal shall include a detailed shop drawing of each equipment cabinet showing the location of all mounted components.

- Delivery Interval.  The Materials Submittal shall be delivered for review and approval of the Engineer within thirty days following award of the contract.

- Liability.  The State of Alaska will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

- Utility Schedule.

- The Contractor shall provide a Utility Schedule identifying actions required to ensure activation of electrical and telephone service before installation and commisioning of ATR equipment at affected sites.  The Utility Schedule shall consist of three collated copies of the lists of action items.

- A separate list of chronologically and sequentially organized actions will be created for each affected ATR station.

- On the lists, each action item shall include:

- a description of the action

- when the action will occur

- the name, employer, position title and telephone number of the point of contact for initiating the action

- the name, employer, position title and telephone number of the party responsible for completing the action.

- The Utility Schedule shall be delivered for review and approval of the Engineer within thirty days following award of the contract.

3.	As-Built Plans.

- The Contractor shall prepare four complete sets of as-built plans that will be current with the construction.  These as-built plans shall detail all construction changes made to the ATR design and include the following information on the appropriate sheets:

- location and depth of all inductive loops, piezo sensors, conduit runs and scales.

- locations of all equipment cabinets and junction boxes.

- station and offset of all junction boxes

- Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation in a waterproof, clear plastic holder.

- Redlines of full size construction plans will be acceptable as-builts.

4.	Photographs.

- The Contractor shall provide photographic prints, 35 mm negatives and Kodak PictureCD format CDROMs documenting sensor installations.

- Photographs, negatives and CDROMs shall be delivered organized in one or more white colored, D-ring style, 3 ring binders with clear insert overlays on fronts and spines.  Photographs and negatives will be mounted in archival quality polypropelene pocketed sheets.  CDROMs will be placed in CD storage sheets inside the binders.

- The photographs shall be 5-in x 7-in color prints.

- Each photograph shall be labeled with the identification of its subject.  ATR station and device designation as indicated on the plans will be used as identification whenever possible (example: H1-W1NLA).  Labels will be photographed with the subject and will be rendered large enough to be read with the unaided eye.

- The photographs shall show the inductive loops and conduit in place before covering with gravel and pavement for asphalt pavement sites, or before covering with epoxy compound for concrete pavement sites.  The photographs shall include:

- two or more overall views of each ATR installation showing placement of the inductive loops.

- one or more views of each loop showing the loop and the conduit to the nearest junction box

- one or more views of each piezo sensor conduit showing the coaxial cable, sawcut, and conduit to the nearest junction box

- one or more views of each temperature sensor showing the lead cables, sawcut, and conduit to the nearest junction box

5.	Test Results.

- Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation. Tests will be conducted in accordance with subsection 660-3.01.7, Field Tests.

- AVC Test Results. 

An AVC Test Report shall be provided to the Engineer before acceptance of the Automated Traffic Recorder Installation.

The AVC Test Report shall include both an electronic copy and a paper copy of the AVC counter’s per-vehicle-record log of the AVC tests.

The AVC Test Report shall include an electronic copy and a paper copy of the final AVC calibration test data. Included AVC calibration test data shall be sorted by test vehicle, tabulated in a spreadsheet and certified by the AVC manufacturer’s representative.

6.	Manuals.  The Contractor shall provide to the Engineer all installation, repair and operation manuals for all Automated Traffic Recording equipment, telemetry equipment, dataloggers, and environmental sensors.

- Materials.

- The Contractor shall provide to the Engineer any ATR equipment, sensors, and all epoxy grout remaining after installation.

- The Contractor shall palletize the Deliverable Materials.

- The Contractor shall group the contents of each pallet by like items.

- The Contractor shall attach to each pallet a sealed plastic pouch containing complete copies of Material Safety Data Sheets that apply to the contents of that pallet.

- The Contractor shall provide an itemized list of all Deliverable Materials.  For each item, the list shall detail:

- Item description: including nature of the item, brand name, manufaturer name, model number, type number and serial number.

- Item condition

- Item quantity

- The Contractor shall provide complete copies of Material Safety Data Sheets that apply to the Deliverable Materials.  The Contractor shall attach these Material Safety Data Sheets after the last page of the Deliverable Materials list.

669-4.01 METHOD OF MEASUREMENT.  The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder Installations as shown on the plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT. The contract unit bid price for all Automated Traffic Recorder installations shall be full compensation for furnishing equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

- Backfill materials required will be paid for under their respective pay items.

- Asphalt required will be paid for under a separate pay item.

- Concrete required will be paid for under a separate pay item.

- Installation of wiring and service to the Load Center(s) will be paid for under

the Utility Agreement for Electrical Service.  Installation of wiring and

service to the Network Interface Device(s) (NIDs) will be paid for under the

Utility Agreement for Telephone Service.

Excavation, load centers, as-built plans, the manufacturer's representative and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder Installations.

Type II and Type IA J-Boxes, 1-in rigid conduit, and 2-in rigid conduit associated with the Automated Traffic Recorders are subsidiary to the 669 items.  Traffic Control required to install Automated Traffic Recorders is paid for under 643 items.

20% of the Billing for item 669(1) will be withheld until the

1)	deliverables have been provided to the Engineer, as required, ensure full compliance under this section

2)	and the Highway Data Section has approved the deliverables in writing.

This is done to ensure full compliance under this Section.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorder	Each

SECTION 670

## TRAFFIC MARKINGS

## Special Provisions

670-1.01 DESCRIPTION.  Delete the first sentence and substitute the following: This work shall consist of placing Methyl Methacrylate Pavement Markings as indicated on the Plans.

670-3.01 CONSTRUCTION REQUIREMENTS.  Under item 4 Methyl Methacrylate Pavement Markings, add the following:

- General.  Add the following:

(1)	The manufacturer’s representative shall have no affiliation with the Contractor.

(2) 	Install pavement markings using only striping installers certified by the marking materials manufacturer for the specific striping material and method of application.  Submit these certifications 15 days before beginning work.

(3)	 Install pavement markings using equipment certified by the marking material manufacturer that is designed and capable of properly mixing at the point and time of application.  Submit these certifications 15 days before beginning work

  - Waste material becomes the property of the Contractor.  This includes all grindings and all removed marking material.  Do not dispose of or store stripe removal wastes material or asphalt grindings on State property.  Dispose of waste material according to applicable State, Federal and local regulations.

- Preparation.  Delete the last sentence and replace with the following:

Apply first pass seven days after the final lift pavement.  Apply the final pass a minimum of thirty days after the initial pass or as directed by the Engineer.

- Application.  Delete first paragraph and replace with the following:

Match the new skip stripes to the pattern of existing markings on at least one end of the project.  Monitor the bead application to ensure proper bead embedment and density.  In spray applications ensure sinker beads uniformly penetrate the full thickness of the marking.  Apply marking materials by one or more of the following methods, appropriate to the pay item(s) in the bid schedule.  Apply markings at the thickness specified uniformly across their width and along their length.  At least two passes of equal thickness are required to obtain the thickness specified.  Place additional passes squarely on top of the first pass, within +/- 1/16 inch laterally and =/- 3 inches longitudinally.  The thickness specified is the minimum.

Add the following after (2)

(3)	Longitudinal Extruded Markings   Apply with certified extrusion equipment.  Uniformly apply top coat of beads with a mechanical dispenser.

(4)	Longitudinal Inlaid Protected Markings   Apply with certified extrusion equipment.  Grind the slot to the correct depth, and in proper alignment, using a diamond edged grinder capable of grinding the slot to the specified depth and width in a single pass.  After grinding obtain approval before placing marking material.  Fill the slot edge-to-edge, making the line flat or slightly convex on top and to the specified width.  Uniformly apply top coat of beads with a mechanical dispenser. Depth of material shall be measured from the peaks created by the groves to the visible surface of the markings.

(5)	Transverse Markings   Apply markings as shown.  Apply with certified spray or extrusion equipment.  Apply sinker beads as specified at minimum drop rate of 1 lb/yd2

(6)	Legends Only/Arrows120mils.  .  Apply with certified spray equipment.  Apply sinker beads as specified at a minimum drop rate of 1 lb/yd2.

- Sampling.  Delete in it’s entirety and replace with the following:

Record the following readings, and the locations where they were taken, and submit them to the engineer within 24 hours for evaluation.  Thickness of material and depth of slot are measured from the surface of pavement.

For inlay applications, record the depth of the slot every 300 feet during the grinding operation.

For all other longitudinal applications, measure the thickness of the lines (above the pavement surface), at the time of application, every 300 feet.

Inspect the line initially, and again two weeks after placement, to ensure the material has cured properly.  Remove all soft spots or abnormally darkened areas and replace with specification material.

Apply Methyl Methacrylate pavement markings as shown in the following table.  The table shows final design thickness.  The maximum allowable yield thickness per single-pass of Longitudinal Type markings (non-inlaid) is 60 mils

#### METHYL METHACRYLATE PAVEMENT MARKING

#### YIELD THICKNESS TABLE

| Marking Type | Non-Inlaid Markings1 | Inlaid Markings2 |
| --- | --- | --- |
| ##### Longitudinal Type3 ##### (Center and Edge lines) | 90 mils | 60 mils |
| Transverse Type (Cross Walks, Stop Bars, “Only”s, Arrows and Tracking Lines) | 120 mils | 60 mils |
| Neutral Area (Diagonals, Chevrons) | 60 mils | 60 mils |

1. 	Measure Type V spray without glass beads.  Tolerance is ±4 mils.  Measure the thickness utilizing a wet film thickness gauge.  Collect a sample on a 6” x 12” flat sheet of 80 mils thick aluminum placed in the path of the striping guns.

2. 	Cut the inlaid slots to a depth of 120 mils.  Do not over fill the slots.

3. 	Install Non-Inlaid Longitudinal Type markings at a maximum yield thickness of 60 mils per application pass.

Non-Inlaid Markings

New asphalt pavement:  Apply interim non-inlaid Longitudinal and Transverse Type markings at 30 mils.

Add the following under item 4.  before the third paragraph: A film test stripe will be required at the beginning of each striping shift, and when there is a change in the asphalt type.  Additional film test stripes may be required at the Engineer’s discretion.  (7/28/99)R221M98

670-3.04 PAINT REMOVAL.  Replace the first sentence of the second paragraph with the following: Remove pavement markings to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement.  Painting over existing striping does not meet the requirement for removal. Any method utilizing burning with an open flame shall not be used for the removal of pavement markings on the final paving lift.

670-3.06 TOLERENCES FOR LINE STRIPING.  Delete in its entirety and replace with the following:

1.	Length of Stripe.  +/- 2”

2.	Width of stripe.  + ¼ inch, - 1/16 inch

3.	Lane Width.  +/- 4 inches from the width shown on plans.

4.	Stripes on Tangent.  Do not vary more than 1 inch laterally within a distance of 100 feet when using the edge of the stripe as a reference.

5.	Stripes on Curves.  Uniform in alignment with no apparent deviations from the true curvature.

6.	All Stripes.  Keep the center of the stripe within 4 inches from the planed alignment.

- Double stripes.  +/- ¼ inch

- Thickness.  Minimum specified to a maximum of +15mils.

- Depth of Inlay Slot.  Minimum specified to a maximum of – 40 mils.

- Thickness of Protected Inlaid Marking Material.  Minimum specified to a maximum of  + 40 mils.

If it is determined that the material is being placed too thin, or otherwise not to specification, make immediate adjustments to correct the problem.

Durable pavement markings applied by any method will be unacceptable if:

  - The top of the line is not smooth and uniform.

  - The material is uncured.

  - The material blackens or is inconsistent in color.

  - The edges of the markings are not clear-cut and free from overspray.

  - The reflective elements are not properly embedded.

  - The markings exhibit poor adhesion.

Perform repairs using equipment similar to the equipment initially used to place the materials.  Do not perform repair in a “patch-work” manner.  If more than one repair is required in a single 300-foot section, grind and repair the entire section.

670-4.01 METHOD OF MEASUREMENT.  Add the following after Item 3:

4.	Gallon Basis: The Engineer will measure the Methyl Methacrylate material used to form the pavement markings accepted by the Engineer in gallon.

Thickness will be measured from the top of the marking to the top of the wearing surface.  Marking material placed in a depression left by pavement line removal will not be included in measuring the thickness of the line.

There will be no separate or additional payment for the following:

- Over-runs of material caused by the variation of the gradation of the asphalt.

2.	Additional material required to achieve the thickness specified on open-graded pavement

670-5.01 BASIS OF PAYMENT.  Add the following to the second paragraph:

All costs associated with the MMAMS are subsidiary to 670 items.  No separate payment shall be made for furnishing and maintaining the MMAMS.

Repair of any damaged pavement or surfacing caused by the pavement marking removal operation will not be paid for directly, but will be subsidiary to 670(10C) Methyl Methacrylate Pavement Markings, Inlay, and work performed under Section 643.

Add the following:  Grooving pavement will be subsidiary to item 670(10C) Methyl Methacrylate Pavement Markings, Inlay.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

670(10B)	Methyl Methacrylate Pavement, Surface Applied	Gallon

670(10C)	Methyl Methacrylate Pavement, Inlayed	Gallon

# SECTION 702

## ASPHALT MATERIALS

Special Provisions

702-2.01 ASPHALT CEMENTS. Add the following. Performance Graded Asphalt Binder shall conform to the requirements of AASHTO MP1 and the additional properties defined by AASHTO T-53 and ASTM D5801 assigned to each grade.

Performance Graded Asphalt Cement

PG 52-28		PG 58-28		PG 64-28

Softening Point

AASHTO T-53	(none)			120 °F			125°F

Toughness min.

ASTM D5801 	(none)			110 inch-lb.		110 inch-lb.

Tenacity min.

# ASTM D5801		(none)			75 inch-lb.		75 inch-lb.

(9/18/00)R244M98

## SECTION 703

## AGGREGATES

# Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

## TABLE 703-2

## AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 1 ½ inch | 100 |  |  |
| 1 inch | 70-100 | 100 | 100 |
| ¾ inch | 60-90 | 70-100 | 70-100 |
| 3/8 inch | 45-75 | 50-79 | 50-85 |
| No. 4 | 30-60 | 35-58 | 35-65 |
| No. 8 | 22-52 | 20-47 | 23-50 |
| No. 30 | 10-33 | 10-26 | 13-31 |
| No. 50 | 6-23 | 6-19 | 10-26 |
| No. 200 | 0-6 | 0-6 | 8-15 |

(2/28/00)R117M98

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.

Coarse Aggregate. Change the following in the Table:

Percent Fracture for Type II and Type IV is 90, min. (double face).

Blended Aggregate. Replace the last sentence with the following: Limit the fraction actually retained between any two consecutive sieves larger than the No. 100 to less than 2% of the total.

Change Type III to Type IV in Table 703-3 Broad Band Gradations for Asphalt concrete Pavement Aggregate.

Add the following:

703-2.13 AGGREGATE FOR STONE MASTIC ASPHALT PAVEMENT

Coarse Aggregate (retained on the No. 4 sieve).  Crushed stone or crushed gravel consisting of sound, tough, durable rock of uniform quality.

Free from clay balls, vegetative matter or other deleterious matters.  Not coated with dirt or other finely divided mineral matter.  Meet the following requirements:

Property			Test Method		Requirement

Percent of Wear		AASHTO T 96	30 max.

Degradation			ATM T-13		30 min.

Percent Sodium Sulfate Loss	AASHTO T 104	9   max. (5 cycles)

Percent Fracture		WAQTC TM 1 *

All Faces						75 min.

*    Except that a Fractured Face is defined as the entire projected area when

viewed normal to that face.

Flat & Elongated Particles	ATM 306

3 to 1						20% max.

5 to 1						5%   max.

Absorption			AASHTO T 85	2%   max.

Nordic Abrasion		ATM 312		12.0 max.

Fine Aggregate (passing the No. 4 sieve).  Meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness.  Consist entirely of 100 percent crushed aggregate and be non-plastic as determined by AASHTO T 90.

Property	Test Method		Requirement

Uncompacted Voids	AASHTO T 304	    45 min.

Method A  “

.

Consist entirely of 100 percent crushed aggregate and be non-plastic as determined by AASHTO T 90.

Mineral Filler.  Meet AASHTO M 17.  Use rock dust from the aggregate crushing operation or crushed limestone free of agglomerations and sufficiently dry to flow freely.

Blended Aggregate.  Blend the aggregate fractions to meet the grading requirements of Table 703-9 as determined by WAQTC FOP for AASHTO T 27/T 11.

TABLE 703-9

## STONE MASTIC ASPHALT CONCRETE AGGREGATE

Percent Passing by Weight

Sieve Designation			Requirement

¾ inch				100

½ inch				68-80

3/8 inch			< 60

No. 4				20-27

No. 8				14-20

***deleted***

No. 200			8-11

703-2.15 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT (SUPERPAVE)

Coarse Aggregate.  (retained on #4 Sieve)  Remove all natural fines passing a #4 sieve before crushing aggregates for this asphalt concrete mixture.  Crush only aggregate that is free from clay balls, vegetative matter or other deleterious matter and consists of sound, tough, durable rock of uniform quality not coated with dirt or other finely divided mineral matter.  Meet the following requirements;

#### Property			Test Method		Requirement

Percent of Wear					AASHTO T 96	30 max.

Degradation						ATM T-13		30 min.

Percent Sodium Sulfate Loss				AASHTO T 104	9 max.  (5 cycles)

Percent Fracture					WAQTC TM 1*

All Faces		75 min.

*    Except that a Fractured Face is defined as the entire projected area when

viewed normal to that face.

Flat & Elongated Particles	ATM 306

3 to 1			20% max.

5 to 1			5% max.

Absorption			AASHTO T 85		2% max.

Nordic Abrasion		ATM 312			12.0 max.

Fine Aggregate (passing the #4 sieve).  Remove all natural fines passing a #4 sieve before crushing aggregates for this asphalt concrete mixture.  Consist entirely of aggregate produced from aggregate crushing process and be non-plastic as determined by WAQTC FOP for AASHTO T 90.  Meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness and the following:

##### Property	Test Method			Requirement

Fine Aggregate Angularity		AASHTO T 304		45% min.

Method A  “

SECTION 712

## MISCELLANEOUS

## Special Provisions

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS.  Add the following subsection:

2.	Performance Properties: Add the following:

k.	Adhesion: To Portland Cement, minimum 4,600,000 pounds per inch, to asphalt, dependent on tensile failure of the substrate.

(7/28/99)R221M98

SECTION 726

TOPSOIL

Special Provisions

726-2.01 TOPSOIL.  Replace item No. 2 with the following:

- Contain between 10% and 40%, for Type A Topsoil and a minimum of 5% for Type B Topsoil, organic matter determined by loss on ignition of oven dried sample according to Alaska FOP for AASHTO t 267.

Under Item No. 3. replace the grading requirements table with the following:

TABLE 726-1

TOPSOIL REQUIREMENTS

| REQUIREMENTS | CLASS A | CLASS B |
| --- | --- | --- |
| Sieve Designation | Percent Passing by Weight |  |
| 3 inches | - | 100 |
| ½ inch | 100 | - |
| No. 4 | 95-100 | 75-100 |
| No. 16 | 64-90 | 50-95 |
| No. 200 | 30-60 | 20-80 |

## ***This page intentionally left blank.***

## SECTION 740

### SIGNALS AND LIGHTING MATERIALS

Special Provisions

740-2.02 SIGNAL AND LIGHTING STRUCTURES.  Add the following after the fifth paragraph: Furnish poles and mast arms with a round or 16-sided cross section.  Fabricate elements greater than ½-inch thick from steels that conform to ASTM A 709 and meet the Fracture Critical Impact Test requirements for zone 3.

Delete the sixth paragraph and add the following: Fabricate poles less than 15 feet long from 4-inch pipe, or from No. 11 or thicker US Standard Gage steel with a post top made from 4-inch pipe.  Use schedule 40 pipe that conforms to ASTM A 53, A 513, or A 618.  Construct pedestrian push button posts of 2-1/2 inch nominal diameter schedule 40 pipe that conforms to ASTM A 53.

Delete the seventh paragraph and add the following: Fabricate poles 15 feet or longer and mast arm from tapered steel tubes.  Fabricate tubes with walls up to ½-inch thick from weldable grades of steel that feature minimum yield strengths of 40,000-psi after fabrication.

Add the following to the eighth paragraph: The Department will not accept poles and mast arms that are made with laminated steel elements.

Delete the twelfth paragraph and add the following: ***deleted*** Do not use pile foundations for this project.

Delete the fourteenth paragraph and add the following: Perform all welding to conform to Subsection 504-3.01 8.  Welding and the following:

Delete the last two sentences in subparagraph 4 that follow the fourteenth paragraph.

Add the following to subparagraph 5 that follow the fourteenth paragraph.  Inspect 100% of all fillet welds by MT.

740-2.12 STANDARD AUXILIARY EQUIPMENT.

3.	Conflict Monitors.  Add the following:

d.	Whenever the Plans or Special Provisions call for a Traffic Management Communication System, supply conflict monitors with an RS-232 serial port that allows the monitor to download information through an external dial-up multi-port modem or to a personal computer using the Microsoft Windows NT operating system.

740-2.13 SPECIAL AUXILIARY EQUIPMENT.  Add the following:

- Opticom Priority Control System.  Install the following components of the 3M Company’s Opticom Priority Control System according to 3M’s written installation instructions at the signalized intersections listed on the plans.

Install model number 711 optical detectors for all locations where Opticom detectors are shown on the Plans. Before installing the detectors, gain approval of their final lateral location from the Engineer.  See the Plans for installation details.

Install Model 138 Optical detector lead-in cable between the end of each signal mast arm and the controller cabinet.  Furnish enough slack in these cables for them to extend 2 feet beyond the end of each signal mast arm and to leave 10 feet of slack in the controller cabinet.  Seal both ends of each lead-in cable with mastic lined, heat shrink tubing end caps.

Before attaching the conductors to the optical detectors, strip the insulation for the conductors and attach the four conductors to ground in the controller cabinet.  Attach the signal cable to the confirmation light.  The Municipality of Anchorage Signal Maintenance Section (MOA Signal Maintenance) will tie down the conductors in the controller cabinet under Item 660(26), Signal Timings and Adjustments.

Furnish each controller cabinet with a Model 754 phase selector, a Model 760 card rack, and an Opticom Panel Assembly, U.S. Traffic Corporation part number 103303.  The panel assembly interfaces the card rack to the controller cabinet.  Furnish new controller assemblies with these parts installed by the controller assembly manufacturer.  To retrofit existing controller assemblies, deliver the parts to MOA Signal Maintenance, to install the parts under Item 660(26), Signal Timings and Adjustments.

7.	Traffic Logging System.  Furnish, and others will install, in the controller cabinet, a stand-alone unit that collects, time stamps, and stores data in an unattended manner.  The traffic logging system shall conform to the following:

a.	Operation.  The unit shall accept a new operating program, operational parameters, and the date and time stamp from a personal computer, downloaded through an RS-232 cable.  The use of replaceable proms to change the operational program is unacceptable.  Data collection shall be automatic and not require an operator to reset or start operation.

In the event of a power interruption, data collection shall automatically restart at the proper time.  Other than, the current sample being collected, the unit shall not lose stored data because of the power interruption.  At power-up or at the restoration of power after an outage, the unit shall log the date and time at the start of data collection.

The unit shall maintain the operating program, data storage, and date/time for a minimum of 5 years from when power is removed from the unit.  The internal program/data size shall be a minimum of 32,000 bytes.

b.	Input Interface.  The unit shall have a minimum of 28 inputs.  Furnish new and existing controller cabinet with a loose Detector Systems TLS-1-C1 interface cable only to connect the unit to the output of the loop detector units.  The Municipality of Anchorage’s Signal Maintenance Section will install the interface cable in the controller cabinets under Item 660(26), Signal System Timing and Adjustments.  Do not furnish new controller cabinets with a built-in interface panel.

c.	Output Interface.  Furnish units with an RS-232 serial port that allows a user to download and upload directly between the unit and a personal computer using the Microsoft Windows NT operating system or the external dial-up multi-port modem.

d.	Software.  Supply Microsoft Windows NT compatible software and user manuals with the unit that provides the operator an interface to the hardware.  Furnish menu driven software that allows an operator to: 1) download to initialize the unit with its operating program and data collection parameters, 2) upload information from the unit (both stored data and real-time data) and 3) transfer a data file to a text file.

The operating program shall provide for month, day, day-of-week, hour, minute, and second information and allow sampling periods of 5, 15, 30, and 60 minutes.

- ***deleted***

740-2.11 CONTROLLER CABINET.

- STANDARD FEATURES

c. 	Cabinet Wiring.  Add the following to (1): Furnish all controller cabinets wired to accommodate five 4-channel inductive loop detector units and two 2-channel inductive loop detector units.

APPENDIX A

EROSION AND SEDIMENT CONTROL PLAN

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX C

MATERIALS CERTIFICATION LIST