PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

2001 STANDARD SPECIFICATIONS

SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Quantity Computations and Rut Depths

- State of Alaska Department of Transportation and Public Facilities publication, Best Management Practices for Construction Erosion and Sediment Control and Maintenance and Operations Activities.

- Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Utilities Engineer, (907) 269-0647.

3.	The Department has approved an environmental document addressing concerns and environmental commitments and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0549.

4.	In the case of a DBE Goal, the Department will modify the contract award process, as follows:

Before the award, the Department has been allowing a low bidder who did not submit sufficient good faith efforts (GFE) documentation to submit additional DBE participation to meet the goal stated in the bid documents then. The FHWA has informed us that this practice is not allowable. If the Contractor submits GFE documentation founded to be insufficient, the bidder is nonresponsive.

For contract DBE requirements, refer to Section 120, DBE Program.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

www.dot.state.ak.us/external/state_wide/dbe/dbe.html

5.	The United States Department of Transportation has recently issued new regulations for the DBE Program (49 CFR Part 26).  New eligibility criteria for DBE firms have been added, including consideration of Personal Net Worth (PNW) of the DBE owner(s).  This new criterion will be used to verify continued certification in the DBE Program.  Contractors are requested to continue to use the same procedure they have been using until the Department can establish the PNW.  If a DBE firm on a Project awarded after March 3, 1999 is decertified for failure to meet the PNW criteria, the Department will deal with the issue on a case by case basis.

6.	The Materials Certification List (MCL) has been included in Appendix C.  This list is provided for the Contractor to determine which materials will require submittal to the Project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

7.	There are interim completion dates required.  See subsections 108-1.07 and 643-3.08.

SECTION 101

DEFINITIONS AND TERMS

## Special Provisions

101-1.03 DEFINITIONS. Add the following definition:

NON-FROST SUSCEPTIBLE MATERIAL. Material that contains 6 percent or less passing the No. 200 screen as determined by sieve analysis performed with ATM T-7 on minus 3 inch material. (02/18/00)R1M98

SECTION 105

CONTROL OF WORK

Special Provisions

105-1.06 COOPERATION WITH UTILITIES. Add the following: The Contractor shall request locates from all the utilities having facilities in the area. The Contractor shall use the locate Call Center for the following utilities:

Locate Call Center Statewide 800-478-3121 who will notify the following:

Alaska Fiberstar Alaska Native Hospital Alaska Railroad Corp. Anchorage School District ACS Alyeska Cable AT&T Alascom, Inc. Anchorage Municipal Light & Power Anchorage Water & Waste Water Utility Chugach Electric Association City of Wasilla DOT Street Lights, State of Alaska Enstar Natural Gas Eyecom TV/Interior Telephone GCI Communications Marathon Oil Corporation Matanuska Electric Association Matanuska Telephone Association MFS Technologies, inc. Mukluk Telephone Association Municipality of Anchorage Phillips Petroleum PTI Communications, Inc. Rogers Cable Systems (Purchased by GCI 2001) TelAlaska Communications Tesoro Petroleum Corp. Unocal Oil & Gas United Utilities

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

Work around those utilities not designated for relocation in the plans and the following utility specific coordination.  The Contractor shall bear the expense for any changes or additional relocation requested for Contractor convenience.

Work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

The Contractor shall bear the responsibility for any changes in contract scheduling that result in the conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Schedule and coordinate the utility relocations with project construction as set forth in Section 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required prior to utility relocation.

Payment will be made as follows:

- Subsidiary to Item 642(1), Construction Surveying, if the Contractor is required to provide the surveying as part of the contract an/or

- Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of the Contractor’s two (2) week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer, fifteen- (15) calendar days advance written notice for required staking.

Provide the Utility Companies fifteen- (15) calendar days advance written notice of the relocations described below to begin.  The Utility Companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work prior to commencing with another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit the Contractor, through the Engineer, from working near the utility’s facilities when the ground is frozen.  (2/1/00)R3M98

105-1.07 COOPERATION BETWEEN CONTRACTORS.   Add the following: The Contractor shall coordinate work with any Contractor within the project limits

### Standard Modification

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES.  Delete this Subsection in its entirety and substitute the following:

The Contractor shall notify the Engineer as soon as becoming aware of any act or occurrence that may form the basis of a claim for additional compensation or an extension of Contract time or of any dispute regarding a question of fact or interpretation of the Contract.

If the matter is not resolved by agreement within 7 days, submit any Intent to Claim, in writing, within the next 14 days.

If the Contractor thinks additional compensation or time is warranted, immediately begin keeping complete, accurate, and specific daily records concerning every detail of the potential claim including actual costs incurred.  Give the Engineer access to any such records and furnish the Engineer copies, if requested.  Equipment costs must be based on the Contractor’s internal rates for ownership, depreciation, and operation expenses and not on published rental rates.

Submit any Claim to the Contracting Officer, in writing, within 90 days of the act or occurrence forming the basis of the claim.  The Contracting Officer will acknowledge receipt of the Claim in writing.

The Contractor waives any right to claim if the Engineer was not notified properly or afforded the opportunity to inspect conditions or monitor actual costs.

The Claim must include all of the following:

- The act, event, or condition the claim is based on.

- The Contract provisions which apply to the claim and provide relief.

- The item or items of Contract work affected and how they are affected.

- The specific relief requested, including Contract time if applicable, and the basis upon which it was calculated.

- A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor’s knowledge and belief, and that the amount requested accurately reflects the Contract adjustment that the Contractor thinks is due.

The Claim, in order to be valid, must not only show that the Contractor suffered damages or delay but that it was caused by the act, event, or condition complained of and that the Contract provides entitlement to relief for such act, event, or condition.

The Department can make written request to the Contractor at any time for additional information relative to the Claim.  Provide the Department such additional information within 30 days of receipt of such a request.  Failure to furnish such information may be regarded as a waiver of the Claim.

The Contractor will be furnished the Contracting Officer’s Decision within 90 days, unless the Contracting Officer requests additional information.  The Contracting Officer’s Decision is final and conclusive unless, within 14 days of receipt of the decision, the Contractor shall deliver a Notice of Appeal to the Appeals Officer.  Procedures for appeals are covered under AS 36.30.625 and AS 36.30.630. (03/26/01) M 101

Special Provision

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Add the following Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district. (3/21/01)R93

SECTION 106

CONTROL OF MATERIAL

## Special Provisions

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision. The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater. For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States. The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition. These processes include rolling, extruding, machining, bending, grinding, drilling, etc. The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore. It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework). Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement. There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision. Non-conforming products shall be replaced at no expense to the State. Failure to comply may also subject the Contractor to default and/or debarment. False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020. (08/31/99)S 13

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

## Special Provisions

107-1.02 PERMITS, LICENSES AND TAXES. Add the following: The Contractor shall obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715. If the Contractor discovers cultural resources during construction activities, stop work at that site and notify the Engineer.

The Contractor shall provide a wetland specialist able to conduct wetlands determinations and delineations in accordance with the Corps of Engineers 1987 Wetland Delineation Manual, of any site outside the project limits or not previously permitted, impacted by the Contractor's operations. These delineations will be subject to Corps of Engineers approval.

The Contractor shall provide a copy to the Engineer, of all permits or clearances received prior to Contractor's use of any site outside the project limits. Additionally, the Contractor shall provide the Engineer a written statement that the Contractor has obtained all necessary permits or clearances. The Contractor shall also provide a written statement to the Engineer listing agencies or offices contacted that responded that required no additional action from the Contractor.

The Contractor shall obtain an Endangered and Threatened Species Clearance from the U.S. Fish and Wildlife Service for sites being used outside the project limits.

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.

Add the following: If the Contractor requires water for any construction purpose from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624. (7/30/99)R7M

The Department has a Right of Way use granted for the Glenn Highway on Fort Richardson.  If the Contractor plans to establish a staging area or use land off of the paved surface the Contractor shall contact Olaf Thorson, at the Fort Richardson Real Estate Office at (907) 384-6679.

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.

Add the following before the last paragraph: Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 10 feet of an overhead electrical line.

2.	Operations anticipated being within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment that is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services.

(7/30/99)R170M98

Add the following subsections:

107-1.22 FEDERAL AFFIRMATIVE ACTION. The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program			Section 120

Training Program							Section 645

Federal EEO Bid Conditions						Form 25A301

EEO-1 Certification							Form 25A304

DBE Subcontractable Items						Form 25A324

ADOT&PF Training Program Request				Form 25A310

Training Utilization Report						Form 25A311

Contact Report							Form 25A321A

DBE Utilization Report						Form 25A325C

Summary of Good Faith Effort Documentation			Form 25A332A

Required Contract Provisions, Federal-Aid Contracts		Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.

(9/11/01)S80

SECTION 108

PROSECUTION AND PROGRESS

## Special Provisions

108-1.03 PROSECUTION IN PROGRESS. Add the following under item no. 1: Use the schedule for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department. (4/22/99)R250M98

108-1.06 DETERMINATION AND EXTENSION OF CONTRACT TIME. Delete the 2nd paragraph under item 3 “Suspension and Extension of Contract Time,” and substitute the following:

The count of Contract time shall continue through the suspension of work in the following conditions:

- those instances where the Engineer orders suspension of the work for unsafe conditions,

- for failure by the Contractor to carry out contractual provisions, or

- for failure to carry out orders given by the Engineer within the limits of his contractual authority.

In the instance where the Engineer suspends a controlling item of work due to adverse weather conditions for one or more calendar days, the number of days included in the suspension period shall extend the completion date. (2/15/01)R242M98

108-1.07 FAILURE TO COMPLETE ON TIME. Add the following: For each calendar day after August 15, 2002 that the Glenn Highway is not paved, as required in subsection 643-3.08, $950.00 shall be deducted from any monies due the Contractor. Such deductions are liquidated damages and are not to be considered as penalties.

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

## Special Provisions

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 3, Equipment, change the first sentence to read ..."Rental Rate Blue Book for Construction Equipment", published by Primedia, 1735 Technology Drive, Suite 410, San Jose, CA 95110-1313.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region. (1/27/00)R14

Add the following section:

## SECTION 120

## DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds. The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as ADOT&PF deems appropriate. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS. The following definitions will apply.

- Broker. A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF). The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment. The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself. To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its

performance of the work. Other relevant factors will be considered. The Engineer makes the determination of CUF after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE). An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee. Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts. Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer. A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification. For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report. Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer. A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL. The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount. A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

- Phase I - Bid. Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award. The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment. Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report. Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation. Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal. If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal. If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work. The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement. If the Engineer approves a DBE replacement, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal. The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

- Good Faith Effort Criteria. The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening. It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening. The bidder must give the DBEs no less than five days to respond. The bidder may reject DBE quotes received after the deadline. Such a deadline for bid submission by DBEs will be consistently applied. DBEs certified to perform work items identified on

Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor. Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- The bidder may reject non-competitive DBE quotes. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service. Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation. Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding. Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration. Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration. The bidder must exercise such an opportunity within 3 calendar days of notification it has failed to meet the requirements of this subsection. As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The DBE Liaison Officer will make the decision on reconsideration.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so. If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder. The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work. Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section. CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function. In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that all of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking. The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm. A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker. (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified

DBE. The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department. The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- Unless the Engineer approves in writing use the same unit of measure as is contained in the Bid Schedule for subletting items, with the exception of truck hauling.

- The DBE will control all business administration, accounting, billing, and payment transactions. The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE. Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal. The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF. Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE. Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination. The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE. In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials. This shall include DBE trucking firms certified as a subcontractor and not a broker. Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work. If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work.

Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06. (11/17/00)S 33

SECTION 401

## ASPHALT CONCRETE PAVEMENT

## Special Provisions

    - DESCRIPTION. Item 401(9A) work includes the placement of Asphalt Concrete Pavement in rutted areas for pre-leveling prior to paving the Glenn Highway.

401-2.01 COMPOSITION Of Mixture - Job Mix Design. Add the following to the first paragraph after ATM T-17: (version 01/93).

Delete the last sentence of the second of subsection on page 86 and substitute the following: Tolerances will not be applied to the largest sieve specified.

Add the following: Materials and construction shall conform to Section 401 and all other portions of the Plans and Specifications.

The asphalt concrete used as prelevel will be accepted for payment based on the Engineer’s approval of a Job Mix Design and the placement and compaction of the asphalt concrete to the specifications.

Change Type III in Table 401-1 to Type IV.

401-2.03 ASPHALT Materials. Change the last sentence of the first paragraph to read: When not specified, the grade of the asphalt cement shall be PG 52-28.

Delete the second paragraph and substitute the following.

Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping. Storage tanks used for the batch shall be noted on the test report. Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project. A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket. The location where antistrip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, Subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Manufacturer shall also certify:

- Date and Time of loading

- Batch number and storage tank

- Type, grade, temperature, and quantity of materials loaded

d.	Type and percent of anti-strip added.

CONSTRUCTION REQUIREMENTS

401-3.09 PREPARATION Of Aggregates.  In the first paragraph, delete AASHTO T-110 and substitute the following: WAQTC TM 6.

401-3.12 PLACING AND SPREADING. Add the following after the first paragraph: The Contractor shall fill ruts with Preleveling Asphalt Concrete, Type IV, Class B.

401-3.13 COMPACTION. Add the following to the first paragraph: Use pneumatic tire rollers to compact Preleveling Asphalt Concrete, Type IV, Class B.

Replace the first sentence in the third paragraph: Acceptance testing for field density will be determined according to WAQTC FOP for AASHTO T 166/T 275 except that a minimum 6 inch diameter core is required.

401-3.15 SURFACE TOLERANCES. Add the following before the first paragraph: Before placing Stone Mastic pavement, the rutted pavement sections that have been Preleveled with Asphalt Concrete, Type III, Class B shall be tested after rolling at selected locations using a 10 foot straightedge.  Correct variations from the testing edge, between any two contacts, of more than 3/16 inch.  The preleveling material shall be no greater than 1/2 inch higher than the existing pavement at the edges.

401-3.16 PATCHING DEFECTIVE AREAS.  Add the following: All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01 METHOD OF MEASUREMENT. Under Asphalt Cement, 1., add to the end of the second sentence: “... ,or AASHTO T 308.”

Item 401(9A) will be measured by the lane station. A lane station is defined as 12 feet wide containing two ruts 100 feet long.

401-4.02 ACCEPTANCE SAMPLING AND TESTING. Replace the last sentence of the seventh paragraph with the following: Use ATM T-32 or AASHTO T 308 to determine the asphalt cement content.  Determine the moisture content with WAQTC TM 6.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE. Add the following under item 3.: The tolerances for the largest sieve specified will be plus 0% and minus 1%.

401-5.01 BASIS OF PAYMENT. Add the following: The anti-stripping additive and asphalt cement required for preleveling the highway shall be subsidiary to Item 401(9A), Asphalt Concrete, Type IV, Class B.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

401(9A)	Asphalt Concrete, 	Lane Station

Type IV, Class B

Add the following Section:

SECTION 407

## STONE MASTIC ASPHALT CONCRETE PAVEMENT

## Special Provisions

407-1.01 DESCRIPTION.  This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the Stone Mastic Asphalt (SMA) Concrete mixture on a previously prepared surface, all as specified in the contract and in conformance with the lines, grades and thicknesses shown on the plans.

407-2.01 COMPOSITION OF STONE MASTIC ASPHALT CONCRETE MIXTURES - JOB MIX DESIGN.  Stone Mastic Asphalt Concrete mixture shall be composed of aggregate, asphalt cement, and required additives combined within the limits specified in the contract.

Provide a Stone Mastic Asphalt Concrete mixture that meets the Stone Mastic Asphalt Concrete mix design requirements of Table 407-1.

Submit the following to the Engineer at least 15 calendar days prior to the production of Stone Mastic Asphalt Concrete mixture:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-9, Stone Mastic Asphalt Concrete Aggregate.  Stone Mastic Asphalt Concrete mixtures produced from different plants shall not be mixed.

2.	Representative samples of each of the aggregates to be blended.  Sample sizes: 100 pounds of each intermediate and/or coarse aggregate, 200 pounds of fine aggregate, 25 pounds of blend sand and/or mineral filler.

3.	A minimum of three 1 gallon samples of the asphalt cement proposed for use in the mixture.  Include name of product, manufacturer, test results as required in Section 702, manufacturer's certificate of compliance with Section 702, and a temperature/viscosity curve for the asphalt cement.

4.	A minimum 0.5 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

5.	A minimum 5 pound sample of the stabilizing additive (cellulose or polyolefin) proposed for use in the mixture, including name of product, manufacturer, test results as required in Section 407-2.05 and manufacturer’s certificate of compliance with Section 407-2.05.

The Engineer will then evaluate the material and the proposed gradation using ATM T-17 (version 01/93) and the mix design requirements of Table 407-1 to establish the Job Mix Design.  Approved Job Mix Designs will become a part of the contract and will specify the target value for asphalt cement content, additives, and the allowable mixing temperature range.  Up to10 working days will be required to determine the Job Mix Design after receipt of all items specified above.

TABLE 407-1

STONE MASTIC ASPHALT CONCRETE

MIX DESIGN REQUIREMENTS

| Design Parameters | Requirement |
| --- | --- |
| Stability, lbs., min. | 1000 |
| Flow, 0.01 inch | 8-16 |
| Voids in total mix, percent | 3-5 |
| Compaction, number of blows each side of test specimen | 50 |
| Dust-asphalt ratio (the percent of material passing the No. 200 sieve divided by the percent of asphalt, by weight of mix) | 0.6-1.4 |
| Voids in the mineral aggregate (VMA), min. Voids In Coarse Aggregate (VCA) Of The Mix, % | 17.0 Less Than VCA Of The Coarse Aggregate As Determined By AASHTO T 19 |
| Minimum Asphalt Cement Content % | 6.2 |

Approved Job Mix Designs will have the full tolerances shown in Table 407-4 applied and will not be limited to the broad band listed in Table 703-9.  Tolerances will not be applied to the largest sieve specified.

Submit changes in the Job Mix Design warranted by failure to meet the requirements of Table 407-1, changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio in the same manner as the original submittal.  A new Job Mix Design will only apply to Stone Mastic Asphalt Concrete mixture produced after submittal of the changes.

All mix designs after a Job Mix Design has been approved will be assessed a fixed fee of $1,500.00 each.

407-2.02 AGGREGATES.  Aggregates shall be of the type specified in the contract and shall conform to the requirements of Subsection 703-2.13.

407-2.03 ASPHALT MATERIALS.  Provide the grade of asphalt cement specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702.  When not specified, the grade of asphalt cement shall be PG 58-28.

Asphalt cement may be conditionally accepted at the source. Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping. Storage tanks used for the batch shall be noted on the test report. Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project. A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket. The location where antistrip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, Subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Manufacturer shall also certify:

- Date and Time of loading

- Batch number and storage tank

- Type, grade, temperature, and quantity of materials loaded

- Type and percent of anti-strip added

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the asphalt supplied for the Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended until a new Job Mix Design is submitted and approved.

407-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM T-14 and included in the approved Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.

407-2.05 STABILIZING ADDITIVES.  Use cellulose or polyolefin stabilizing additives.  The dosage rate for cellulose is 0.3 percent by weight of the total mix.  The dosage rate for polyolefin is 0.4 percent by weight of the total mix.  The allowable tolerance per megagram shall not exceed 10 percent of the required weight of the stabilizing additive.

The cellulose stabilizing additive shall conform to the properties shown in Table 407-2. The polyolefin stabilizing additive shall conform to the properties shown in Table 407-3.

TABLE 407-2

CELLULOSE STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Sieve Analysis: Method A - Alpine Sieve Analysis(1): Fiber Length Percent passing No. 100 sieve Method B - Mesh Screen Analysis(2): Fiber Length Percent passing No. 20 sieve Percent passing No. 40 sieve Percent passing No. 140 sieve | 0.25 inches (max) 60-80 0.035”-0.06” (avg.) 75-95 55-75 10-30 |
| Ash Content(3) | 20% non-volatiles (max) |
| pH(4) | 7.5 +/-1.0 |
| Oil Absorption(5) | 5.0 +/-1.0 times fiber weight |
| Moisture Content(6) | < 5% |
| Bulk Density(7) | 1.25-2.50 lbs/ft3 |

Notes:

(1)	Method A - Alpine Sieve Analysis.  This test is performed using an Alpine Air Jet Sieve (Type 200 LS).  A representative five gram sample of fiber is sieved for 14 minutes at a controlled vacuum of 22 inches (+/- 3 inches) of water.  The portion remaining on the screen is weighed.

(2)	Method B - Mesh Screen Analysis.  This test is performed using standard No. 20, 40, 60, 80, 100, and 140 sieves, nylon brushes and a shaker.  A representative 10 gram sample of fiber is sieved, using a shaker and two nylon brushes on each screen.  The amount retained on each sieve is weighed and the percentage passing calculated.

(3)	Ash Content.  A representative 2-3 gram sample of fiber is placed in a tared crucible and heated between 1100 and 1200 F for not less than two hours.  The crucible and ash are cooled in a desiccator and reweighed.

(4)	pH Test.  Five grams of fiber is added to 100 ml of distilled water, stirred and let sit for 30 minutes.  The pH is determined with a probe calibrated with pH 7.0 buffer.

(5)	Oil Absorption Test.  Five grams of fiber is accurately weighed and suspended in an excess of mineral spirits for not less than five minutes to ensure total saturation.  It is then placed in a screen mesh strainer (approximately 0.5 square millimeter hole size) and shaken on a wrist action shaker for ten minutes (approximately 1-1/4 inch motion at 240 shakes/minute).  The shaken mass is then transferred without touching, to a tared container and weighed.  Results are reported as the amount (number of times its own weight) the fibers are able to absorb.

(6)	Moisture Content.  Ten grams of fiber is weighed and placed in a 250 F forced air oven for two hours.  The sample is then reweighed immediately upon removal from the oven.

(7)	Bulk Density.  Fluff fiber with air or Hobart Mixer, weigh out 25 grams of fiber, place in 100 ml cylinder, tap cylinder and measure volume.

TABLE 407-3

POLYOLEFIN STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Chemical Property | Ethylene, Propylene, Butane 1, Terpolymer, double bond free with no other functional group. |
| Specific Gravity | 0.86 |
| Size | Approx. 1/8 inch dia. by 1/8 inch length |
| Softening Point | 200 F |

407-2.06 PROCESS QUALITY CONTROL.  Sample and test materials for process QC of the Stone Mastic Asphalt Concrete mixture in accordance with Subsection 106-1.03.

Failure to perform process QC forfeits the Contractor's right to retests as provided for in Subsection 407-4.02.

CONSTRUCTION REQUIREMENTS

407-3.01 WEATHER LIMITATIONS.  Do not place Stone Mastic Asphalt Concrete mixture when it is raining or when rain is imminent, on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture.  Do not place Stone Mastic Asphalt Concrete mixture unless the surface temperature is 50 degrees F or warmer, or after August 15 of any year.

407-3.02 EQUIPMENT.  Use equipment in good working order and free of asphalt concrete mix buildup.  Make all equipment available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

407-3.03 BITUMINOUS MIXING PLANTS.  Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the data to the Engineer at least one day prior to Stone Mastic Asphalt Concrete production.    Maintain a current Air Quality Permit issued by the State Of Alaska.

Provide a scalping screen on the asphalt plant to prevent oversize material or debris from being incorporated into the Stone Mastic Asphalt Concrete mixture.  Provide aggregate and asphalt cement sampling locations meeting OSHA safety requirements.

Do not use proportioning (batch) scales for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

407-3.04 HAULING EQUIPMENT.  Haul Stone Mastic Asphalt Concrete mixture in trucks with tight, clean, smooth metal beds thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department's Approved Products List.  Do not use any petroleum product (e.g. diesel or fuel oil) as an asphalt release agent.  If truck beds are not satisfactorily cleaned, the Engineer may direct operations to cease.  The Engineer will not allow the operations to resume until measures are in place to insure proper cleaning of hauling units.  Hauling units will be restricted to end dumps only.

Belly dumps will not be allowed as hauling units unless a plan is developed and approved by the Engineer that ensures the following items are satisfactorily adhered to:

- Tracking of asphalt material on the haul route, both on and off the project, shall be eliminated or cleaned.

- Truck beds shall be cleaned and build up of material not allowed.

- Pavement mat temperature behind the screed shall be optimum for compaction.

If the above items are not performed to the Engineer’s satisfaction, the use of belly dumps will be terminated.

Cover the Stone Mastic Asphalt Concrete mixture with a secured watertight canvas cover extending at least one foot over the sides and end of the truck bed when required by the Engineer.

407-3.05 ASPHALT PAVERS.   Use self-propelled asphalt pavers equipped with a heated vibratory screed. Control grade and cross slope with automatic grade and slope control devices.  Use an erected string line, a mobile string-line (ski) at least 30 feet in length, or other approved grade follower to automatically actuate the paver screed control system. Use grade control on either  a) both the high and low sides or b) grade control on the high side and slope control on the low side.

Equip asphalt pavers with a receiving hopper having sufficient capacity for a uniform spreading operation.  Equip receiving hoppers with a distribution system to place the Stone Mastic Asphalt Concrete mixture uniformly in front of the screed.

Use a screed assembly that produces a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the Stone Mastic Asphalt Concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Place auger extensions within 1.5 feet of the screed extension on both sides, or per written manufacturer’s recommendations.

The use of a pickup machine to transfer Stone Mastic Asphalt Concrete mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collecting the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any detrimental effects are observed.

407-3.06 ROLLERS.  Supply a minimum of three rollers weighing a minimum of 12 tons each to compact the Stone Mastic Asphalt Concrete mixture to the required density while maintaining the pace of the paving operations.  Rollers shall be of the static steel wheel or vibratory steel wheel type.  The roller drums shall be a minimum of 7 feet wide.  Use self-propelled rollers specifically designed to compact hot asphalt concrete mixtures and capable of reversing without backlash.  The use of equipment that results in crushing of the aggregate, or pick-up of the Stone Mastic Asphalt Concrete mixture will not be permitted.

407-3.07 PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces in conformance with the plans and specifications.  Clean existing paved surfaces of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

Prior to placing Stone Mastic Asphalt Concrete mixture, uniformly coat pavement surfaces and contact surfaces of curbing, gutters, manholes, and other structures with tack coat material conforming to Section 402.

407-3.08 PREPARATION OF ASPHALT.  Provide a continuous supply of the asphalt cement to the mixer at a uniform temperature, within the Job Mix Design mixing temperature range.

407-3.09 PREPARATION OF AGGREGATES.    Provide adequate dry storage for the mineral filler and stabilizing additive.  Dry the aggregate for Stone Mastic Asphalt Concrete so the moisture content of the Stone Mastic Asphalt Concrete mixture, sampled from the windrow, the end of the auger, or from behind the screed prior to compaction, is less than 0.5% (by total weight of mix) as determined by WAQTC TM 6.

Heat the aggregate for Stone Mastic Asphalt Concrete to a temperature compatible with the mix requirements specified.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  Stone Mastic Asphalt Concrete mixture in which soot or fuel is present is considered unacceptable per Subsection 105-1.11.

407-3.10 MIXING.  Uniformly combine the aggregate, asphalt cement, additives, and stabilizing additives in the amounts required by the Job Mix Design.  Mix the materials such that a complete and uniform coating of the aggregate is obtained.

1.	For batch plants.  Add the stabilizing additive through a separate inlet directly into the weigh hopper above the pugmill.  Time the addition of the stabilizing additive to occur during the hot aggregate charging of the hopper.  Provide adequate dry mixing time to ensure proper blending of the aggregate and fiber stabilizer.

2.	For drum mix plants.  Add cellulose stabilizing additive into the drum mixer at the same point the asphalt cement is added.  Add polyolefin stabilizing additive directly into the drum mixer through the RAP inlet.  Do not use polyolefin stabilizing additive in a drum mix plant without a RAP inlet.  Operate the drum mixer to ensure complete blending of the stabilizing additive into the mix.

Dry mix Stone Mastic Asphalt Concrete with cellulose stabilizing additive a minimum of 15 seconds, and wet mix a minimum of 40 seconds.  Dry mix Stone Mastic Asphalt Concrete with polyolefin a minimum of 4 seconds, and wet mix a minimum of 30 seconds.  In batch plants, place the dry aggregate in motion immediately prior to the addition of asphalt cement.  Use a wet mixing time adequate to obtain 98% coated particles when tested in accordance with AASHTO T 195.

Mix the Stone Mastic Asphalt Concrete within the temperature range determined by the Job Mix Design.

Proportion the mineral filler into the mixture uniformly and in the desired quantities.  Provide appropriate equipment for accurately proportioning the relatively large amounts of mineral filler required for a Stone Mastic Asphalt Concrete mixture.

407-3.11 TEMPORARY STORAGE OF ASPHALT CONCRETE MIXTURE. Temporary storing or holding Stone Mastic Asphalt Concrete mixture in silo type storage bins is permitted provided that the characteristics of the Stone Mastic Asphalt Concrete mixture are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Dispose of rejected Stone Mastic Asphalt Concrete mixture at no cost to the Department.

407-3.12 SPREADING AND PLACING.  Submit a Paving Plan for the Engineer's review a minimum of five working days prior to initiating paving operations.  The plan shall consist of, but not be limited to the following:

1.	Paving schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.  Process control testing frequency for gradation, moisture, asphalt cement content, and compaction.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, weight, and operating speed of rollers.

e.	Location and method of constructing longitudinal and transverse joints.

f.	Construction plan for paving intersections and driveways.

Place Stone Mastic Asphalt Concrete mixture upon an approved surface, spread and strike off and compact to the required compacted thickness.  Spread and compact in one layer if the total thickness is 3 inches or less.  Use asphalt pavers to distribute the Stone Mastic Asphalt Concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 407-3.14.

Use hand tools to spread, rake, and lute the Stone Mastic Asphalt Concrete mixture in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.  In such areas, compact the Stone Mastic Asphalt Concrete mixture to the required compacted thickness.

Any Stone Mastic Asphalt Concrete mixture that is contaminated or segregated will be rejected.

Pave adjacent traffic lanes to the same elevation within 24 hours when the section of roadway being paved is open to traffic unless prevented by weather or other factors beyond control.  Place approved material against the outside pavement edge when the drop-off exceeds 2 inches.

When multiple lifts are specified in the contract, do not place the final lift until all lower lifts throughout that section, as defined by the Paving Plan, have been placed and accepted.

Do not pave against new concrete curb until it has cured for at least 72 hours.

407-3.13 COMPACTION.  Immediately after spreading, thoroughly and uniformly compact the Stone Mastic Asphalt Concrete mixture by rolling.

Roll with a minimum of three steel wheel rollers of a minimum weight of 12 tons each.  Adjust rolling procedures to provide the specified pavement density.  Operate rollers at a uniform speed not to exceed 3 mph and with the drive roller nearest the paver.  Roll until all roller marks are eliminated and the specified pavement density has been obtained.

Prevent adhesion of mixture to the rollers by moistening the wheels with water mixed with detergent or other approved material.  Replace rollers showing evidence of excessive pick-up.

Stop rolling operations once sufficient in-place density has been achieved.  Where migration of asphalt cement and filler to the compacted pavement surface has occurred, remove and replace with fresh Stone Mastic Asphalt Concrete mixture.

The target value for density will be 94% of the maximum specific gravity (MSG) as determined in accordance with AASHTO T 209.  For the first lot of Stone Mastic Asphalt Concrete, create the Job Mix Design from the MSG.  For additional lots, the MSG will be determined by the sample from the first sublot of the lot.  Acceptance testing for field density will be determined in accordance with WAQTC FOP for AASHTO T166/T 275 except that a minimum 6 inch diameter core is required.  (Acceptance testing for field density of leveling course will not be done.)

Grade with rakes and lutes and compact with mechanical tampers areas not accessible to rollers.  Use a trench roller in depressed areas to achieve the required compaction.

Remove any Stone Mastic Asphalt Concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective and replace with fresh Stone Mastic Asphalt Concrete mixture and compact to conform to surrounding areas.  Remove and replace any area showing an excess or deficiency of asphalt cement.

Do not leave rollers, other equipment, or vehicles standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

407-3.14 JOINTS.  Minimize the number of joints and construct to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.

The minimum specification for longitudinal joint density will be 91 percent of the MSG of the panel completing the joint.  Cut one minimum 6 inch diameter core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  Density will be determined in accordance with WAQTC FOP FOR AASHTO T166/T 275.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Remove full depth improperly formed joints resulting in surface irregularities, replace with fresh Stone Mastic Asphalt Concrete mixture, and thoroughly compact.  Do not roll joints after the material has cooled below 170 degrees Fahrenheit.  All pavement removal shall be precut to a neat line with a power driven saw.

Apply a tack coat of asphalt cement or asphalt emulsion on all cold joints and allow to break prior to placing any fresh Stone Mastic Asphalt Concrete mixture against the joint.  Apply the tack coat just prior to paving.

Form transverse joints by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.  Skew transverse joints between 15-25 degrees.

Offset longitudinal joints in one layer from those in the layer immediately below by at least 6 inch.  Align the joints in the top layer at the centerline or lane lines.  Where pre-formed marking tape striping is required, offset the longitudinal joint in the top layer not more than 6 inch from the edge of the stripe.

407-3.15 SURFACE TOLERANCE.  The surface of the Stone Mastic Asphalt Concrete will be measured after final rolling at selected locations using a 10 foot straightedge.  Correct variations of the surface greater than 3/16 inch from the testing edge of the straightedge between any two contacts.

The Engineer will measure the smoothness of the Stone Mastic Asphalt Concrete Pavement in all driving lanes with a California-type profilograph within 15 days after mainline paving is completed and all defects are corrected.  No measurements will be taken in turn lanes, lane transitions, or within 25 feet of bridge abutments or matches with an existing pavement.  The profilograph results (PrI) will be reduced within the 15 day period and a price adjustment will be calculated in accordance with Subsection 407-5.01.  Furnish any required traffic control devices or flagging in accordance with Section 643.

407-3.16 PATCHING DEFECTIVE AREAS.  Remove any Stone Mastic Asphalt Concrete mixture that becomes contaminated with foreign material, is segregated, or is in any way defective.  Skin patching is not permitted.  Remove defective materials for the full thickness of the course.  Cut the pavement so that all edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees.  Coat edges with tack coat conforming to Section 402 and allow to cure.  Place and compact fresh Stone Mastic Asphalt Concrete mixture in sufficient quantity so that the finished surface conforms to grade and smoothness requirements.  Compact the Stone Mastic Asphalt Concrete mixture to the density specified.  No payment shall be made for material replacing defective material.  All costs associated with patching defective areas shall be borne by the Contractor.

407-3.17 TEST SECTION.  Place a minimum of 300 tons of Stone Mastic Asphalt Concrete mixture in a test section at a location approved by the Engineer 5 days prior to proceeding with Stone Mastic Asphalt Concrete paving.  The test section is used to adjust the Job Mix Design asphalt cement content and also to familiarize the Contractor's personnel with the laydown and compaction of Stone Mastic Asphalt Concrete mixture.

Stone Mastic Asphalt Concrete mixture placed in the test strip that meets specifications will be measured and paid for at contract prices.  No payment will be made for mixture that does not meet specifications.  If the test strip is placed within the project limits and does not meet specifications, it shall be removed at the Contractor's expense.

407-4.01 METHOD OF MEASUREMENT.  Stone Mastic Asphalt Concrete mixture will be measured by the ton in accordance with Section 109.  The weight used shall be the tons used in the accepted pavement and no deduction will be made for the weight of asphalt cement material, anti-stripping agent or any other additive used in the mixture.

A price adjustment, when applicable, will be made based on a quality level analysis under Subsection 407-4.03.

Asphalt cement will be measured by the ton based on the weight of asphalt cement calculated using the percent of asphalt cement for each sublot as determined by WAQTC TM 4, or AASHTO T 308.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.  If WAQTC TM 4 determines the asphalt cement content, the percent of asphalt cement for each sublot will be reduced by 0.4 percent for Stone Mastic Asphalt Concrete containing polyolefin.  If AASHTO T 308 determines the asphalt cement content, the percent of asphalt cement for each sublot will be reduced by 0.4 percent for Stone Mastic Asphalt Concrete containing polyolefin, and by 0.3 percent for Stone Mastic Asphalt Concrete containing cellulose.

The Engineer may direct at any time that tankers be weighed before and after unloading in his presence.  If the weight determined at the project varies more than one percent from the invoice amount, payment will be based on the weight determined at the project.

No payment will be made for any asphalt cement in excess of 0.4 percent above the optimum asphalt cement content specified in the Job Mix Design.

Any leftover, waste, or diversion will be computed in a manner to be determined by the Engineer.  The weight of asphalt cement in waste Stone Mastic Asphalt Concrete will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Measure longitudinal joints by the foot.  The distance measured will be in both directions from a longitudinal joint core location to a point equal distant to the next longitudinal joint core.

407-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of Stone Mastic Asphalt Concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project The Engineer shall perform acceptance sampling and testing.  The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 5,000 tons.  The lot will be divided into sublots of 500 tons, each randomly sampled and tested for asphalt cement content, density, and gradation in accordance with this subsection.  If the project has more than one lot and less than eight additional sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the price adjustment computed for the prior lot will include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1,000 tons and 4,999 tons, the contract quantity will be considered one lot.  The lot will be divided into 5 equal sublots and randomly sampled for asphalt cement content, density and gradation in accordance with this subsection.  The Engineer shall select one sample for every 1,000 tons of mix, or majority portion thereof, for testing.  If the test result(s) conform to the specification limits, the lot will be calculated from the average of the asphalt cement content tests performed.  If only one asphalt cement content test is performed, the weight of asphalt cement for the lot will be calculated from that one test result.  If any of the test results fail to conform to specification limits, the remaining samples will be tested and the lot evaluated for price adjustment in accordance with subsection 407-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt cement content and density.

If the contract quantity is less than 1,000 tons, Stone Mastic Asphalt Concrete pavement shall be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the Stone Mastic Asphalt Concrete mixture to the specified depth and finished surface requirements and tolerances.  Any area of finished surfacing that is segregated, fails to meet surface tolerance requirements, cools to below 170 degrees F prior to completing compaction, or is any other way defective shall be removed and replaced with fresh Stone Mastic Asphalt Concrete mixture.  Removal and replacement of defective pavement shall be at no additional cost to the Department.

Samples taken for the determination of asphalt cement content will be taken from behind the screed prior to initial compaction.  Determine the asphalt cement content by using WAQTC TM 4, or AASHTO T 308. Determine the moisture content using WAQTC TM 6.

Samples taken for the determination of aggregate gradation will be from the same location as samples taken for asphalt cement content.  Aggregate gradation will be determined in accordance with AASHTO T 30 from the aggregate remaining after the ignition oven (AASHTO T 308) has burned off the asphalt cement.

Cut one full depth core sample with a minimum diameter of 6 inches from the finished lift for density acceptance testing in accordance with WAQTC FOP FOR AASHTO T166/T 275.  Neatly cut the core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the cores while removing.  Do not cut core samples from Stone Mastic Asphalt Concrete mats on bridge decks.  Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

Backfill all voids left by sampling with fresh Stone Mastic Asphalt Concrete mixture and compact within 24 hours of sampling.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day. The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

Samples will be evaluated for acceptance in accordance with Subsection 407-4.03.

A retest of any sample outside the limits specified in Table 407-4 may be requested.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  Verbal requests with the written request to be delivered after the specified 7 days will not be accepted.  The sample(s) for retesting shall be taken within 24 hours of the notice to the Engineer requesting the retest(s).  The Engineer will mark the sample location for the retest.  Failure to provide the sample(s) for retesting within the specified period forfeits the right for a retest for the affected sample(s).  The original test result will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample will be allowed.

407-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to Stone Mastic Asphalt Concrete mixture when the contract quantity equals or exceeds 5,000 tons except as defined in Subsection 407-4.02.  The longitudinal joint density price adjustment will apply when Stone Mastic Asphalt Concrete quantities are equal to or greater than 1,000 tons.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis Method as specified in Subsection 106-1.03 to determine the estimated percent of a lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in accordance with SP-7, the Standard Practice for Determination of Outlier Test Results.  Outlier test results shall not be included in the price adjustment calculations.  If any sieve size on a gradation test, or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sample will not be included in the price adjustment.  The density test result for that sample will be included in the price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price adjustment but the gradation and asphalt cement content results for that sample will be included provided neither is an outlier.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean  and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the specification limits of a material that is acceptable as a process average and receive 100 percent pay.  The Contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size specification for gradation shall be 1.00.  The price adjustment is based on the lower of two pay factors.  The first factor is a composite pay factor for Stone Mastic Asphalt Concrete mixture that includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing non-specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and the Engineer identifies that there are no isolated defects.  A lot containing non-specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with Subsection 105-1.11.

The Engineer can reject material that appears to be defective based on visual inspection.  Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis.  Procedures for computation of composite pay factors are as follows:

1.	Eliminate test results found to be outliers by SP-7 (Standard Practice for Determination of Outlier Test Results) and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean  of the remaining test results:

Where:	Σ  =  summation of

x  =  individual test value to xn

n  =  total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the No. 200 sieve.   is rounded to the nearest hundredth for asphalt content and the No. 200 sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

Where:	Σ(x2)  =  summation of the squares of individual test values.

(Σx)2  =  square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest 0.01 for density and all sieve sizes except the No. 200 sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt content and the No. 200 sieve.

If the computed sample standard deviation (s) is less than 0.001, then use s = 0.20 for density and all sieve sizes except the No. 200 sieve.  Use s = 0.020 for the No. 200 sieve and asphalt cement content.

3.	Compute the Upper Specification Limit (USL) and Lower Specification Limit (LSL).  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 407-4.  The tolerances for the largest sieve specified will be plus 0% and minus 1%.  The TV is the specification value defined by the Job Mix Design.  The TV for density is 94 percent of the maximum specific gravity (MSG).  The LSL for density is 92 percent of MSG and the USL is 96%.

4.	Compute the upper quality index (QU):

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	Compute the lower quality index (QL):

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	Determine PU (percent within the upper specification limit that corresponds to a given QU) from Table 106-1.  For negative values of QU, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

7.	Determine PL (percent within the lower specification limit that corresponds to a given QL) from Table 106-1.  For negative values of QL, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

8.	Determine the Quality Level (QL), the total percent within specification limits, for aggregate gradation, asphalt cement content, and density.

QL = (PL + PU) - 100

9.	Using the Quality Levels from step 8, determine the lot Pay Factor for Density (DPF), and gradation and asphalt cement content pay factors (PF) from Table 106-2.

- Calculate the lot Stone Mastic Asphalt Concrete mixture Composite Pay Factor (CPF) for asphalt cement content and gradation using the following formula:

Round the Composite Pay Factor (CPF) to the nearest hundredth.

Table 407-5 is used to determine the weight factor (f) for each sieve size and asphalt cement content.

Table 407-4

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| ¾ inch sieve | TV-5.0 | TV+5.0 |
| ½ inch sieve | TV-5.0 | TV+5.0 |
| 3/8 inch sieve | TV-5.0 | TV+5.0 |
| No. 4 sieve | TV-4.0 | TV+4.0 |
| No. 8 sieve | TV-4.0 | TV+4.0 |
| No. 16 sieve | TV-4.0 | TV+4.0 |
| No. 30 sieve | TV-4.0 | TV+4.0 |
| No. 50 sieve | TV-3.0 | TV+3.0 |
| No. 100 sieve | TV-3.0 | TV+3.0 |
| No. 200 sieve | TV-2.0 | TV+2.0 |
| Asphalt % | TV-0.40 | TV+0.40 |
| Density | 92% | 96% |

Table 407-5

WEIGHT FACTORS

| Sieve Designation | Factor (f) |
| --- | --- |
| ¾ inch sieve | 3 |
| ½ inch sieve | 5 |
| 3/8 inch sieve | 6 |
| No. 4 sieve | 10 |
| No. 8 sieve | 4 |
| No. 16 sieve | 4 |
| No. 30 sieve | 4 |
| No. 50 sieve | 6 |
| No. 100 sieve | 8 |
| No. 200 sieve | 10 |
| Asphalt % | 40 |

407-5.01 BASIS OF PAYMENT.  The accepted quantity will be paid for at the contract unit price for the pay items listed below, complete in place.

Anti-strip additives will be subsidiary to the stone mastic asphalt concrete.

Stabilizing additives will be subsidiary to Item 407(1), Stone Mastic Asphalt Concrete.

A change order/directive is not required for Asphalt Price Adjustment pay item.  The approved Job Mix Design will initiate 407(3) Anti-Strip Additive at the prescribed rate and the Notice to Proceed shall constitute the notice required to initiate Item 407(4), Asphalt Price Adjustment.

The Asphalt Price Adjustment will be the sum of the price adjustments for each lot, fees accrued for subsequent Job Mix Design evaluations as outlined in Subsection 407-2.01, and fees accrued for failure to cut cores and/or backfill voids left by sampling in the allotted time as outlined in subsection 407-4.02.

The Asphalt Price Adjustment will be algebraically added to the Contractor's payment for Stone Mastic Asphalt Concrete.  Individual lot price adjustments will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (tons in lot) x (PAB)

PAB = Price Adjustment Base = $63.15 / tons

* Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest    value.

Longitudinal joint densities less than 91 percent of MSG as defined in Subsection 407-3.14 will be measured in accordance with Subsection 407-4.01 and assessed a price adjustment of $0.35 per foot.  The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

A separate price adjustment for pavement smoothness as measured in accordance with Subsection 407-3.15 will be calculated and applied in accordance with Table 407-6.  The adjustment will be applied under Item 407(4), Asphalt Price Adjustment.

TABLE 407-6

| Average Profile Index (PrI) (Inches per Lane Mile) | Adjustment to payment for Stone Mastic Asphalt Concrete |
| --- | --- |
| 0 to 3.9 | Add $5,000 multiplied by (4.0-PrI) |
| 4.0 to 6.0 | No adjustment |
| 6.1 and greater | Deduct $5,000 multiplied by (PrI- 6.0) but not to exceed $10,000. |

(08/14/01)R163M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

407(1)	Stone Mastic Asphalt Concrete	Ton

407(2)	Asphalt Cement, PG 58-28	Ton

407(4)	Asphalt Price Adjustment	Contingent Sum

SECTION 508

WATERPROOFING MEMBRANE

Special Provisions

CONSTRUCTION REQUIREMENTS

508-3.01 APPLICATION OF MEMBRANE WATERPROOFING. Replace 2 and 4 with the following:

2.	Preparation of Concrete Deck: Before applying membrane:

a.	Mill existing Asphalt Concrete off down to a bare deck.  It is not necessary to have the deck surface 100% free of Asphalt Concrete.

b.	Power sweep the deck to remove all foreign materials such as dirt, dust, moisture, and loose concrete.

4.	Overlaying and Protection of Membrane.  When overlaying membrane, observe the following requirements:

- Apply tack coat.

b.	Place 1 inch thick leveling course of Asphalt Concrete Type IV, Class B over deck.

c.	Place the membrane according to manufacturer’s recommendations and according to item 3 of this subsection.

d.	Do not place the asphalt overlay until the membrane has cured enough to prevent damage from the overlaying operation.

e.	Place, spread, and roll the asphalt so that the membrane will not be damaged.

1)		If traffic is not to be allowed on the Asphalt Concrete over the membrane, place 1 inch of Asphalt Concrete, Type IV, Class B.

2)	If traffic is to be allowed on the Asphalt Concrete over the membrane, place a 1 ½ inch thick layer of Asphalt Concrete, Type IV, Class B.

f.		Do not operate vehicles except the asphalt paver and trucks used for hauling the asphalt overlay mix, on the membrane.

g.	Use only rubber tired or rubber-tracked paving machines over the membrane.

h.		Use only steel-wheeled rollers to compact the asphalt paving on the bridge decks.

i.	Do not use vibratory rollers with vibrator turned on.

j.	Apply tack coat.

k.	Place 2 or 1 ½ inches of final Stone Mastic Asphalt Concrete wearing surface for a total Asphalt Concrete thickness of 4 inches.

508-5.01 BASIS OF PAYMENT. Replace the last sentence with the following: Asphalt Concrete, Type IV, Class B placed over the Waterproofing Membrane at Ship Creek shall be subsidiary to the Item 508(1) Waterproofing Membrane.

Add the following Section:

SECTION 514

PORTLAND CEMENT CONCRETE PAVEMENT

514-1.01 DESCRIPTION.  This work shall consist of rehabilitation of existing pavement composed of portland cement concrete pavement on a prepared subgrade or base in accordance with these Specifications and in conformity with the lines, grades, thicknesses, and typical sections shown in the Plans for the Automatic Traffic Recorder (ATR).

At the option of the Contractor, portland cement concrete pavement shall be constructed with equipment utilizing stationary side forms or by the use of slip-form paving equipment.

514-1.02 DEFINITIONS.

1.	PCC Pavement.  The required finished Portland cement concrete pavement needed to support the installation and function of the Alaska DOT&PF’s Weigh In Motion equipment.  As referenced in this Section, PCC pavement, concrete pavement, and pavement shall refer to Portland cement concrete pavement.

2.	WIM.  A particular type of technology that allows for the determination of a number of vehicle characteristics, one being weight, while the vehicle is in motion (Weight In Motion).  As defined in Section 669, there are two different types of WIM technologies used on this project.

514-2.01 MATERIALS.  Materials shall conform to the following requirements:

Air-entraining mixtures 							711-2.02

Chemical admixtures								514-3.01

Coarse aggregate								703-2.02

Curing material								711-2.01

Epoxy resin adhesives								712-2.18

Fine aggregates								703-2.01

Fly ash										701-2.02

Grout Joint materials								705

Portland cement								701-2.01

Reinforcing steel, tie bars, dowel bar						709-2.01

Water										712-2.01

1.	Class A-A Concrete shall be Portland cement concrete with a minimum 28 day compressive strength of 3,500 psi when tested according to AASHTO T 22.

2.	Class W Concrete shall have a minimum 28 day compressive strength of 3,000 psi.

All reinforcing steel, tie bars, and dowel bars shall be clean and free of rust.

CONSTRUCTION REQUIREMENTS

514-3.01 PROPORTIONING OF MATERIALS.  The following classes of concrete shall be used where required:

- Class A-A Concrete shall be used for PCC pavement, scale pit and concrete pavement repair work.

b.	Class W Concrete shall be used for all minor cast-in-place concrete work, unless otherwise directed by the Engineer.

1.	Contractor’s PCC Pavement Mix Design.  The Contractor shall be responsible for developing a concrete mix design meeting the requirements of this Section.  The Contractor shall not construct the PCC pavement until the Contractor’s submittal has been evaluated and approved by the Engineer.  For approval, the Contractor’s submittal shall include, as a minimum, the following:

a.	Mix proportions by the cubic yard.  Mix design shall include amount of cement, fine and coarse aggregates (in a saturated surface-dry condition), and the approximate amount of water and air entraining admixtures.

b.	Listing of proposed sources for all ingredients,

c.	Test data confirming that the concrete made in accordance with the Contractor’s proposed mix design will meet the requirements of these specifications.  Test data shall be from an independent testing lab or from a commercial concrete producer’s lab.  If the test data is developed at a producer’s lab, the Engineer or a representative may witness all testing.

The PCC pavement shall be air entrained by the use of an approved air entraining admixture to provide an air content in the plastic concrete on the roadway in front of the spreader or slip-form paver of not less than 5 percent, nor more than 8 percent. The coarse aggregate gradation shall be No. 67 per AASHTO M43.

Class W Concrete shall be in accordance with Section 501, Table 501-1.

2.	Admixtures.  Class A-A Concrete shall have the following admixtures:

a.	Water-Reducing Admixtures: ASTM C494, Type A or Type D.

- Master Builders, Inc., Cleveland, OH; Pozzolith or Pozzolith Polyheed.

- W.R. Grace & Co., Cambridge, MA; WRDA HYCOL.

- Euclid Chemical Co., Cleveland, OH; Eucon WR-90.

- Or approved equal.

b.	Superplasticizers:  ASTM C494, Type F or G.  Hold slump of 5 inches or greater (8 inches maximum) for time required for placement into structure with water-cement ratio.

- Master Builders, Inc., Cleveland, OH; Rheobuild or Pozzolith Polyheed at dosage greater than 10 ounces per 100 pounds of cement.

- W.R. Grace & Co., Cambridge, MA; Duracem 100.

- Euclid Chemical Co., Cleveland, OH; Eucon Super F or 537G.

- Or approved equal.

c.	Accelerators:  ASTM C494, Type C or Type E.

Master Builders, Inc., Cleveland, OH; Pozzutec 20 (non-chloride), or approved equal.

3.	Consistency.  The materials shall be mixed with sufficient water to produce a stiff concrete that will hold its shape when deposited upon the subgrade or roadbed.  The consistency shall be such that separation of the mortar from the coarse aggregate will not occur during handling.

514-3.02 SUBGRADE PREPARATION.  The Engineer will determine the exact limits of existing asphalt pavement removal and replacement with PCC pavement.

Existing pavement and underlying material shall be removed to the depth required to construct the PCC pavement in accordance with the PCC typical section shown in the Plans.  Removed materials shall be disposed of in accordance with Section 202-2.01 and these Special Provisions.

Prior to placing PCC pavement, the Contractor shall blade, shape, compact, and finish the roadbed to the required line, grade, elevation, compaction, and cross section according to subsections 203-3.01 through 203-3.04, and subsections 301-3.01, and 301-3.02.  Subgrade preparation above or in close proximity of field determined utility locations shall be by hand.  The use of heavy equipment shall be at the Contractor’s risk.  Subgrade shall be free of all loose and extraneous material when concrete is placed thereon.  The subgrade shall be uniformly moist, and any excess water standing in pools or flowing on the surface shall be removed prior to placing PCC pavement.

If traffic is allowed to use the prepared roadbed, check and correct the surface immediately before the PCC pavement is placed.

514-3.03 WATER SUPPLY.  Before placing concrete, the Contractor shall develop a sufficient supply of water and have it available throughout the work.  An inadequate water supply will be considered sufficient cause for delaying or stopping mixing and placing operations.  In case of a deficiency of water, the requirements for subgrade and curing the concrete already placed shall have priority.

514-3.04 PLACING.  For storing, handling, batching, mixing material and delivering concrete, the Contractor shall conform to the following:

Shipping and Storage									501-2.02

Batching										501-3.02

Mixing material and delivering							501-3.03

For placing of the PCC pavement, the Contractor shall conform to the provisions in subsection 501-3.06 and as modified in this Section.  The Contractor shall conform to subsection 501-3.04 for placing concrete during cold weather.

The Contractor shall make adequate advance arrangements for preventing delay in delivery and placing of the concrete.  An interval of more than 30 minutes between placing of any 2 consecutive batches or loads shall constitute cause for stopping paving operations, and the Contractor shall make a construction joint at the Contractor’s expense at the location directed by the Engineer in the concrete already placed.

Slip-form paving and finishing machines shall be in satisfactory adjustment and operational condition according to the Engineer.  Prior to placing concrete, the Contractor shall demonstrate proper adjustment of all screeds and floats on slip-form pavers by measurements from grade stakes driven to known elevation.  Satisfactory operation and adjustment of all propulsion and control equipment, including pre-erected grade and alignment lines, shall be demonstrated by moving slip-form pavers and finishing machines over a 100 feet length of prepared subgrade with all propulsion and control equipment fully operational.

PCC pavement shall be constructed in full lane width with contraction joints as shown on the plans. When a paving machine is impractical, place concrete according to subsection 514-3.06.

All concrete shall be placed while fresh.  The use of water for retempering any concrete will not be permitted.

Any concrete showing improper proportions of materials, including water shall not be used in the pavement, and the unsatisfactory concrete shall be removed and disposed of by the Contractor at the Contractor’s expense.

The Contractor shall protect the concrete pavement lane from damage by equipment or traffic.  The Contractor, at the Contractor’s expense, shall repair any damage to the concrete pavement immediately.

The Contractor shall construct reinforcing steel according to Section 503 and as modified by Special Provision.  Firmly position the reinforcement on acceptable supports before placing the concrete.

514-3.05 SPREADING, COMPACTING AND SHAPING.  Concrete shall be spread, shaped and consolidated so that the completed pavement will conform to the thickness and cross section requirements of the Plans and Specifications.  Concrete pavement pliability and workability shall be the Contractor’s responsibility.  Methods of spreading, shaping and compacting that result in segregation, voids or rock pockets shall be discontinued, and the Contractor shall adopt methods which will produce dense homogeneous pavement conforming to required cross section.

PCC pavement constructed contiguous with an existing parallel pavement shall be spread, compacted, and shaped so that completed pavement will conform to the thickness and cross section requirements of the Plans and Specifications and to the following:

1.	The elevation of the pavement surface shall be such that water will not pond on either side of the longitudinal joint with the adjacent pavement.

2.	The new pavement surface at the longitudinal joint shall conform as closely as possible to the elevation of the adjacent pavement.  Any difference in elevation between the new pavement and the existing pavement shall be eliminated by finishing the new pavement within ¼ inch of the adjacent pavement by hand methods, adding or removing concrete as necessary.

3.	Transverse contraction joints in pavement shall be constructed to match the spacing and skew of the contraction joints on any adjoining pavement.

Pavement shall be constructed using only that paving equipment that produces a finished surface meeting the requirements, specified in subsection 514-3.10, “Preliminary Finishing.”  Failure of equipment to produce pavement that conforms to those requirements will constitute cause for stopping placement of concrete until the deficiency or malfunction is corrected.

Spreading, compacting and shaping shall also conform to the following:

1.	Stationary Side Form Construction.  Side form sections shall be straight, free from warps, bends, indentations, or other defects.  Defective forms shall be removed from the work.  Metal side forms, wooden bulkheads or other suitable material shall be used at end closures and transverse construction joints.

Side forms may be built up by rigidly attaching a section to either top or bottom of forms. If the build-up is attached to the top of metal forms, the build-up shall be of metal.  Width of the base of all forms shall be equal to at least 80 percent of specified pavement thickness.

Side forms shall be of sufficient rigidity, both in the form and in the interlocking connection with adjoining forms, that springing will not occur under the force from subgrading and paving equipment or from the pressure of concrete.  The Contractor shall provide sufficient forms so that there will be no delay in placing the concrete due to lack of forms.

Before placing side forms, the underlying material shall be at the proper grade and compaction.  Side forms shall have full bearing upon the foundation throughout their length and width of base and shall be placed to the required grade and alignment of the edge of the final finished pavement surface according to subsection 514-3.11, “Final Finishing”.  They shall be firmly supported during the entire operation of placing, compacting, and finishing the pavement.

Immediately in advance of placing concrete and after all subgrade operations are completed, side forms shall be trued and maintained to the required line and grade for a distance sufficient to prevent delay in placing concrete.

Side forms shall remain in place until the day after placing the concrete, and in all cases until the edge of the pavement no longer requires the protection of the forms.

Side forms shall be thoroughly cleaned and oiled each time they are used and before concrete is placed against them.

Concrete shall be spread, screeded, shaped and consolidated by one or more machines.  These machines shall uniformly distribute and consolidate concrete without segregation so that completed pavement will conform to required cross section with a minimum of handwork.

The number and capacity of machines furnished shall be adequate to perform the work required at a rate equal to that of concrete delivery.

Concrete for the full paving width shall be effectively consolidated by means of surface vibrators, internal vibrators, or by some other method of consolidation that produces equivalent results without segregation.

When vibrators are used to consolidate concrete, the rate of vibration shall be not less than 3500 cycles per minute for surface vibrators and shall be not less than 5000 cycles per minute for internal vibrators.  Amplitude of vibration shall be sufficient to be perceptible on the surface of concrete more than 1 foot from the vibrating element.  The Contractor shall furnish a tachometer or other suitable device for measuring and indicating frequency of vibration.

Vibrators shall not rest on new pavement or side forms.  Power to vibrators shall be connected so that vibration ceases when forward or backward motion of the machine is stopped.

When concrete is being placed adjacent to an existing pavement, that part of the equipment supported on existing pavement shall be equipped with protective pads on crawler tracks or rubber-tired wheels with the bearing surface offset to run a sufficient distance from the pavement edge to avoid breaking or cracking that edge.

2.	Slip-Form Construction.  Slip-form pavers shall be equipped with traveling side forms of sufficient dimensions, shape, and strength to produce pavement of the required cross section.  Slip-form paving equipment shall spread, consolidate and screed freshly placed concrete in such a manner that a minimum of handwork will be required to produce a dense homogeneous pavement true to cross section and profile.

No abrupt changes in longitudinal alignment of the pavement will be permitted.  The horizontal deviation shall not exceed 1 inch from the alignment established by the Engineer.

Concrete for the full paving width shall be effectively consolidated by means of high frequency internal vibrators.  Vibrators may be mounted with their axes parallel or normal to pavement alignment.  When vibrators are mounted with their axes parallel with the pavement alignment, they shall be spaced at intervals not to exceed 2.5 feet, measured center to center. When vibrators are mounted with their axes normal to pavement alignment, they shall be spaced so that lateral clearance between individual vibrating units does not exceed 0.5 feet.

While pavement is being spread, compacted and shaped, vibrating units shall be operated within fresh concrete so that the longitudinal axis, at the center of each unit is not more than 0.5 feet above top of pavement grade.

The vibration rate of each vibrating unit shall be not less than 5000 cycles per minute.  Amplitude of vibration shall be sufficient to be perceptible on the surface of concrete along the entire length of vibrating units and for a distance of at least 1 foot away.  The Contractor shall furnish a tachometer or other suitable device for measuring and indicating frequency of vibration.

When concrete is being placed adjacent to an existing pavement, that part of the equipment supported on existing pavement shall be equipped with protective pads on crawler tracks or rubber-tired wheels with the bearing surface offset to run a sufficient distance from the pavement edge to avoid breaking or cracking that edge.

514-3.06 CONSTRUCTION OF IRREGULAR AREAS.  In irregular areas or areas inaccessible to paving equipment, the Contractor shall construct the pavement using side forms.  Strike-off, consolidate, float, and surface finish the concrete, as follows:

a.	Thoroughly and uniformly vibrate and compact the concrete during placement without segregating the material.

b.	Using templates or screeds, strike-off the concrete to shape it to the required cross section between the forms.  Carry a slight excess of concrete in front of the leading edge of the template or screed.

c.	Float the surface to the required grade and cross section.

d.	Finish the surface according to subsection 514-3.11, “Final Finishing”.

514-3.07 JOINTS.  Joints in PCC pavement will be designated as construction joints, contraction joints or expansion joints.  Joints shall be constructed as shown in the Plans and in accordance with the following provisions.

All transverse joints shall be constructed perpendicular to the centerline of pavement as shown on the Plans, and the faces of all joints both transverse and longitudinal shall be normal to the surface of the pavement.

At all times prior to acceptance of the concrete pavement, joints shall be maintained clean and free of all soil, gravel, concrete or asphalt mix and other foreign material except joint filler material.

Straight tie bars shall be deformed reinforcing steel bars conforming to the subsection 709-2.01.

1.	Joints Sawing.  Joint sawing shall be in accordance with subsection 514-3.08.

2.	Construction Joints.  Construction joints are those made by placing fresh concrete against hardened concrete.

The Contractor shall construct a transverse construction joint at the end of each day’s work or where concrete placement is interrupted for more than 30 minutes.  The Contractor shall not construct a transverse construction joint within 10 feet of any parallel joint.  If sufficient concrete has not been mixed to form a slab at least 10 feet long when an interruption occurs, the Contractor shall remove and dispose of the excess concrete back to the last preceding joint. The Contractor shall use a metal or wooden bulkhead to form the joint, shaped to the pavement cross section, and designed to permit the installation of dowel bars.

All transverse and longitudinal construction joints, including the joint between new and existing pavement shall be sawed and sealed with joint filler in accordance with the provisions in 514-3.09.

3.	Contraction Joints.  Longitudinal contraction joints shall be constructed at traffic lane lines in multilane monolithic concrete pavement by the sawing method.  Transverse contraction joints shall be constructed by the sawing method.  The placement of cork or other types of preformed fillers to form a transverse joint shall not be allowed.

All transverse contraction joints shall be located within a spacing tolerance of plus or minus 1 foot, except as otherwise provided.

No transverse contraction joint shall be constructed within 5 feet of another transverse contraction joint under any circumstance.  If the planned spacing of transverse contraction joints would result in locating a transverse contraction joint within 5 feet of another transverse contraction joint, the transverse contraction joint shall be relocated so that it is not within 5 feet of the transverse contraction joint.

Final alignment of transverse contraction joints shall conform to that shown on the Plans and the Contractor shall coordinate the spacing of transverse contraction joints in pavement so that the alignment of transverse contraction joints is continuous across the full width, irrespective of the number or types of longitudinal joints crossed.  Final alignment of longitudinal contraction joints shall be uniformly parallel with the pavement centerline.

Final alignment of both transverse and longitudinal contraction joints shall be free of local irregularities which exceed 1 inch measured from either side of a 12 feet ± 2 inches straight line, except for normal curvature of centerline with respect to longitudinal joints.

Volunteer cracks are all cracks and all portions of cracks that are not coincident with constructed joints.  In the event uncontrolled cracking occurs, the concrete pavement shall be repaired in accordance with the provisions in 514-3.15.

The minimum depth of cuts for the sawed transverse construction joints on either side of each WIM scale frame location shall be per WIM manufacturer’s recommendation.

4.	Dowel Bars.  Dowel bars shall be placed at all expansion and construction joints, in accordance with the Plans.  Longitudinal construction joints (with dowels) shall be constructed when the concrete pavement placement width exceeds the width of the paving operation.  Construct longitudinal construction joints continuous with no gaps in either the transverse or longitudinal construction joints at intersections.

Dowels shall be placed at longitudinal construction joints in a manner that the individual bars are located at the required elevation and spaced as shown in the Plans and in a manner that the vertical edge of the concrete is not deformed or otherwise damaged during placement of the bars.  Except for expansion joints, the Contractor shall not paint or coat the dowels with any material or enclose them in tubes or sleeves.

When new concrete pavement is to be placed against existing concrete pavement, dowels shall be drilled and grouted into the existing pavement with epoxy resin in accordance with the Plans.  The Contractor may use any method for drilling the holes, provided the method selected does not damage the existing concrete pavement.  The Contractor at the Contractor’s expense shall repair any damage caused by the Contractor’s operations, as directed by the Engineer.

The dowel holes shall be blown clean with compressed air before grouting.  Dowels shall be centered in the hole for the full length of embedment before grouting.  The grout shall then be pumped into the hole around the bar in a manner that the back of the hole will be filled first.  Blocking or shimming shall not impede the flow of the grout into the hole.  Dams, if needed, shall be placed at the front of the holes to confine the grout.  The dams shall permit the escape of air without leaking grout and shall not be removed until grout has cured in the hole.

Dowel bars shall be required for the transverse construction joints at the end of concrete paving operations each day or when concrete placement has been interrupted for more than 30 minutes.  Dowel bars shall be placed in accordance with the Plans.  Dowel placement implanters may be used while the concrete is plastic provided they conform to the dowel tolerance specified.

- Joint Sealants.  Joint filler material shall be in compatible with joint sealant and sized to fit as shown on the plans. It shall meet ASTM C 1330, Type C.

- Foam Backer Rod.  Foam backer rod shall be with the joint sealants and sized to fit as shown on the plans.

- Non extruding premolded compressible material for expansion joints shall meet ASTM D-1751.

514-3.08 SAWING METHOD.  The Contractor shall furnish an adequate supply of concrete saws with sufficient power to saw full-depth and complete the work with water-cooled, diamond-edged blades, or abrasive wheels.  The Contractor shall equip saws with blade guards and guides or devices to control alignment and depth.  The Contractor shall furnish and maintain stand-by equipment and an adequate supply of replacement blades or wheels.  If necessary, the Contractor shall continue sawing day and night, regardless of weather conditions and provide adequate artificial lighting facilities for night sawing.

The sawing method shall consist of cutting a groove in the pavement with a power driven concrete saw.  Sawed grooves contraction and construction joints shall be cut to the widths and depths shown on the plans.

The exact time of joint sawing shall be the Contractor’s responsibility.  Sawing transverse contraction joints shall be completed within 24 hours following paving.  Sawing longitudinal contraction joints shall be completed within 12 hours following paving, unless a later time is ordered or permitted by the Engineer, but in any event before opening the pavement to any traffic.  The Contractor shall exert every possible effort to prevent volunteer cracking.  To achieve this, the sequence of sawing may be varied, or other measures not detrimental to the pavement surface may be utilized.

Where a transverse volunteer crack occurs prior to sawing, and any point on the crack is within 5 feet of a planned transverse contraction joint location, the transverse contraction joint shall be relocated as specified herein.  Relocation shall be the minimum amount necessary, but in no event shall it exceed 10 feet.  If a relocation not exceeding 10 feet is insufficient to locate the transverse contraction joint so that it is not within 5 feet of that transverse volunteer crack or other transverse joint or crack, at any point in the length of joint, the contraction joint shall be located at the planned location.  The relocation shall be made without otherwise altering the location of remaining transverse contraction joints except where they too would be within 5 feet of preexisting transverse volunteer cracks.

The Contractor shall use a backer rod and joint filler materials installed in the sawed groove for contraction joints and construction joints to keep foreign materials out of the joints.  The materials used shall be of such character as to not react adversely with chemical constituents of the concrete or cause physical damage to the pavement.  Should the Contractor install joint filler material immediately after sawing the joint, and the filler material is of such composition as to prevent excessive loss of moisture from concrete adjacent to the joint during the 72 hours following paving, spraying the sawed joint with additional curing compound as provided in subsection 514-3.13, “Curing,” will not be required.  If absorptive filler material is used, it shall be thoroughly moistened either before or immediately after installation in the sawed groove.

Filler material may be left in sawed joints upon acceptance of the concrete pavement providing the material is not such as to constitute a physical hazard should it work out of joints after opening the pavement to public use.

Excessive raveling or tearing of concrete adjacent to saw cuts shall be repaired as provided in subsection 514-3.15(1) “Spalls, Raveling, and Tearing”.  Excessive raveling or tearing shall be defined as an accumulation of more than 1 foot of raveling or tearing which exceeds 1/2 inches in width, exclusive of the saw cut, in a 12 foot lane, or an accumulation of more than 0.25 feet of raveling or tearing which exceeds ¼ inch width, exclusive of the saw cut, in a 12 foot lane.

The Contractor shall immediately repair any damage to the curing material during the sawing operations after the sawing is completed, at the Contractor’s expense.

514-3.09 JOINT SEALANTS.

1.	Sealing Sawed Joints.  The Contractor shall fill sawed joints with a joint sealant filler before the concrete pavement is opened to public traffic.  Joint sealant shall be in accordance with Section 705.  Joint sealant shall be of the hot-poured type or cold-poured type.  The Contractor shall clean each joint of all foreign material, including membrane curing compound and concrete slurry before applying joint sealer material.  The Contractor shall place poured joint sealing material when the air temperature is over 40 degrees Fahrenheit.  Immediately remove any excess or spilled material and clean the pavement surfaces.  Do not use sand or similar material to cover the seal.

a.	Hot-Poured Sealants.  If the hot-poured type is used, the joints shall be dry.  If joints are dried with compressed air, care shall be taken to avoid air pockets.  The hot-poured compound shall be applied in accordance with manufacturer’s recommendations.

Install the backer rod with a steel wheel to the depth required.  Do not stretch or twist the backer rod during installation.  Limit the length of backer rod installed to that, which can be sealed during the same workday.

b.	Cold-Poured Sealants.  The cold-poured compound shall be applied under sufficient pressure to fill the groove from top of backer rod to a point approximately ¼ inch below the surface of the concrete pavement.  The joint filled with cold-poured compound shall then be covered with a strip of nonabsorptive paper at least twice as wide as the joint and the paper shall be left in place.

2.	Joint Fillers.  Pre-formed joint fillers shall be in accordance with subsection 705-2.01.

514-3.10 PRELIMINARY FINISHING.  After spreading, compacting and shaping, the portland cement concrete pavement shall be given a preliminary finish by one of the following methods:

1.	Stationary Side Form Finishing.

a.	Machine Float Method.  Self-propelled machine floats shall be used to finish pavement smooth and true to grade.  The number and capacity of machine floats furnished shall be adequate to perform all work required at a rate equal to that at which concrete is delivered.  Any delay exceeding 30 minutes in performing preliminary finishing shall constitute cause for stopping delivery of concrete until machines performing the work are again in proper position to continue without delay. Machine floats shall be capable of running either on side forms or on adjacent lanes of pavement.  When machine floats run on adjacent pavement, its surface shall be protected as specified in subsection 514-3.05, “Spreading, Compacting and Shaping.” Floats shall be constructed of hardwood, steel or steel-shod wood.  They shall be equipped with devices to permit adjusting the under side to a true flat surface.

b.	Hand Method.  The PCC pavement shall be finished smooth and true to grade with suitable manually operated floats or powered finishing machines.  Finishing shall take place as far back of concrete spreading operations as concrete remains workable, and the number of passes shall be sufficient to remove all perceptible inequalities.

2.	Slip-Form Finishing.  Pavement shall be given a preliminary float finish by means of devices incorporated in the slip-form paver.  These may be supplemented, at the Contractor’s option, with suitable machine floats.  Any edge slump of pavement in excess of ¼ inch shall be corrected before concrete has hardened.

Prior to completion of float finishing, water shall not be applied to the PCC pavement surface in excess of the amount lost by evaporation.

The Contractor shall protect the PCC pavement surface from rain damage.

514-3.11 FINAL FINISHING.

1.	General.  After preliminary finishing has been completed, the entire length and width of the PCC pavement shall be ground in accordance with the provisions in this Section.  The Contractor shall finish the concrete so as to provide a pavement section of uniform composition, texture and true to the required grade, cross section and smoothness.  The exact time of grinding shall be the Contractor’s responsibility.  The finished surface of the ground PCC pavement shall be within the WIM manufacturer’s tolerances for correct operation of the WIM equipment and shall match the finished grade profile established by the asphalt for New Seward Highway.  The PCC pavement shall be ground prior to the installation of WIM equipment and appurtenances.  The final pavement surface smoothness tolerances shall be measured according to the provisions in subsection 514-3.12, “Concrete Pavement Smoothness.”

Residual from grinding operations shall be picked up by means of a vacuum attachment to the grinding machine and shall not be allowed to flow across the pavement nor be left on the surface of the pavement.

The noise level created by the combined grinding operation shall not exceed 86 dBA at a distance of 50 feet at right angles to the direction of travel.

2.	Grinding.  Grinding of the PCC pavement shall be completed by the use of a Penhall Grinding Machine, Model G-38 or an approved equal.  Contact:

Penhall Company

11650 N.E. Marx

Portland, Oregon 97220

Phone:  503-253-9500

Fax:  503-253-9611

Contact:  Joseph Morello

Grinding by an approved equal shall be performed with abrasive grinding equipment utilizing diamond cutting blades and in accordance with the requirements described in subsection 514-3.11(1) above.

3.	Concrete Other Than Concrete Pavement.  The Contractor shall finish the concrete surfaces in accordance with subsection 501-3.07 paragraphs (1) and (2) or as directed by the Engineer.

514-3.12 CONCRETE PAVEMENT SMOOTHNESS.

It is the intent of this Section that the concrete pavement shall be constructed in accordance with the material, typical section and the final pavement surface smoothness requirements of the Plans and Specifications.  The Contractor, in the presence of the Engineer, shall determine the compliance with the final finished surface smoothness requirements for the concrete pavement.  Failure of the Contractor to comply with the smoothness requirements shall be considered unacceptable in accordance with the provisions of subsection 105-1.03.  The concrete pavement, work and materials shall be removed or replaced or otherwise corrected by and at the expense of the Contractor.  The final finished pavement shall conform to the following requirements in not more than 10 days following placement of concrete.

1.	Tolerances.  The entire final finished pavement surface shall be divided into a grid network with an interval measuring 3 feet by 3 feet.  Each 3 foot square shall constitute a primary unit of pavement.  Any deviation, measured longitudinally (parallel with centerline) and transversely (normal to centerline) across each primary unit shall be less than 3/16 inch.  Any deviation, measured longitudinally and transversely, across a square made-up of 3 consecutive primary units, (9 feet x 9 feet), shall be less than 0.375 inches.

2.	Determination.  To determine compliance with the surface smoothness requirements, the final finished pavement surface shall straightedged across each primary unit with a straightedge 12 feet  2.5 inch long at an interval of 3 feet and 9 feet or an approved equal.

Any high points that cause the surface to exceed these tolerances shall be removed by grinding as provided in this subsection 514-3.11, “Final Finishing.”  Additional grinding shall be performed as necessary to extend the area ground in each lateral direction so that the lateral limits of grinding are at a constant offset from, and parallel with, the nearest lane line or pavement edge, and in each longitudinal direction so that the grinding begins and ends at lines normal to the pavement centerline, within any one ground area.  All ground areas shall be neat rectangular areas of uniform surface appearance.

514-3.13 CURING.  All newly placed concrete shall be cured in accordance with the provisions in subsection 501-3.08 and as modified by subsection 514-3.13.

1.	Curing Pavement.  A water curing method shall cure the entire exposed area of the pavement, including edges.

Should the side forms be removed before the expiration of 72 hours following the start of curing, the exposed pavement edges shall also be kept moist.  Prevent erosion of the base course beneath the exposed pavement edges until the shoulders are constructed.

Curing shall commence as soon as the finishing process provided in subsection 514-3.11, “Final Finishing,” has been completed.  The method selected shall conform to the requirements specified in subsection 501-3.08, “Curing Concrete” and the following:

Water Curing Method. When cotton mats, rugs, carpets, or earth or sand blankets are to be used to retain the moisture, the entire surface of the concrete shall be kept damp by applying water with a nozzle that so atomizes the flow that a mist and not a spray is formed, until the surface of the concrete is covered with the curing medium.  The moisture from the nozzle shall not be applied under pressure directly upon the concrete and shall not be allowed to accumulate on the concrete in a quantity sufficient to cause a flow or wash the surface.  At the expiration of the curing period, the concrete surfaces shall be cleared of all curing mediums.

2.	Curing Miscellaneous Concrete Work.  Exposed surfaces of other miscellaneous concrete areas shall be cured as provided in the subsection above 514-3.13(1)(a).

Cure mortar and grout by keeping the surface damp for 3 days.

After placing, the exposed surfaces of sign structure foundations, including pedestal portions, if constructed, shall be cured for at least 72 hours by spraying with water, or by a moist earth blanket, or by any of the methods provided in subsection 514-3.13, “Curing”.

514-3.14 PROTECTION OF CONCRETE PAVEMENT.  The Contractor shall protect the concrete pavement against all construction and other activities, which abrade, scar, discolor, reduce smoothness, lower coefficient of friction or otherwise damage the surface.  Stockpiling, drifting or excessive spillage of soil, gravel, petroleum products, and concrete or asphalt mixes on the surface of concrete pavement is prohibited unless otherwise approved by the Engineer.  In case of visible cracking of, or other damage to the pavement, operation of the paving equipment on the pavement shall be immediately discontinued.

Concrete pavement protection shall include personnel to direct traffic and the erection and maintenance of warning signs, lights, barricades, and whatever other means may be necessary to accommodate local traffic and to protect the pavement during the curing period or until opened to traffic as determined by the Engineer.

The operation of construction equipment on the new pavement will not be allowed prior to three days minimum cure and 90 percent of the design strength.  Exceptions will be light vehicles required for sawing operations of the finished concrete pavement.  Placement of the asphalt shoulder material may begin at the direction of the Engineer.

Any damage to the concrete pavement occurring prior to final acceptance by the Engineer shall be replaced or repaired by the Contractor in accordance with subsection 514-3.15 at the Contractor’s expense.

514-3.15 REPAIR OF DEFECTIVE CONCRETE PAVEMENT AREAS.  If determined by the Engineer that concrete pavement repair is required, the Contractor shall reconstruct the damaged area or pavement to provide a patch or replacement concrete pavement slab that meets the requirements of Section 514 prior to opening the pavement to traffic.  Repair of the concrete pavement as a result of damage due to the failure of the Contractor to exercise due care and caution in conducting construction operations shall be at the Contractor’s own expense.

1.	Spalls, Raveling, and Tearing. Spalls, and raveling or tearing at sawed joints, shall be repaired as provided in this subsection 514-3.15(1) prior to opening the pavement to public traffic.

Any joints or volunteer cracks with spalls more than 0.6 inches deep which exceed 0.5 inches in width and 4 inches in length that occur before pavement is open to public traffic, and sawed joints with excessive raveling or tearing shall be repaired, but only after removing all weak fractured concrete and cleaning surfaces to receive the patch.  A prime coat of epoxy resin adhesive conforming to the requirements in Section 712, “Miscellaneous” shall be applied to the area to be patched using a stiff bristled brush.  A patch consisting of portland cement concrete or mortar, at the Contractor’s option, shall be applied immediately following the application of the prime coat.  An insert, or other means, shall be used to prevent bonding both sides of planned joints together.

2.	Full Depth, Full Width Patching.

a.	Concrete Removal.  For continuously reinforced concrete pavement, the Contractor shall saw cut the exterior transverse patch or replacement slab limits to a depth of 31/4 inch.  Do not allow the saw cut to penetrate the steel reinforcement.  The Contractor shall saw cut longitudinal limits full depth.  Break up the concrete with a chipping hammer down to the steel.

Replacement steel shall be tied.  Cut the existing steel to leave the lap length plus 2 inches.  Lap lengths are shown below.

| Bar Size | Length of Overlap Inches |
| --- | --- |
| #3 | 15 |
| #4 | 16 |
| #5 | 18 |
| #6 | 22 |

Remove the concrete pavement by either or both of the following methods:

i.	Break-up and clean out.  The Contractor shall break up the concrete from the center of the damaged area toward the end of the saw cuts.  Remove the concrete pieces with equipment that will not damage the underlying surface.

ii.	Lift-out method.  The Contractor shall lift the slab in one or more pieces without disturbing the underlying surface.  Clean out the area with hand tools.

The Contractor shall dispose of the concrete according to Section 202.  No additional payment will be made for disposal.  When directed, the Contractor shall excavate the underlying material to a maximum depth of 12 inches and replace with aggregate base course according to Section 301.  The Contractor shall prevent adjacent concrete pavement slabs from being undermined.

The Contractor shall remove and replace adjacent concrete pavement slabs damaged by concrete removal.  The Contractor shall repair all saw overcuts at the corner of repair areas and nicks to adjacent concrete pavement slabs outside of the repair area.

b.	Replacing reinforcing steel.  For continuously reinforced concrete pavement, if more than 10 percent of the reinforcing steel is visibly damaged, extend the limits of the repair over the required lap lengths for the size of reinforcing bars shown in (1) above.

For concrete patches, the Contractor shall provide a 3 inches clearance between the ends of the new reinforcing steel and the existing slab face.  Match the number, type, depth and spacing of the new reinforcement to the existing pavement.  Support reinforcing steel with bar chairs or other approved methods while placing concrete.

c.	Joints.  The Contractor shall construct the joints according to subsection 514-3.07.  The Contractor shall field adjust locations and lengths of joints as directed at intersections and other odd shaped slabs such that no joint is less than 18 inches long and no slab has an angle less than 60 degrees.  Construct joints perpendicular to the edge of pavement.

The Contractor shall place dowels into the existing slab as shown for construction joints in the plans.  Drill the dowel or tie bar holes into the face at the required diameter with the drill rigidly supported.  Completely fill the holes around the dowels and tie bars with an epoxy or nonshrink grout for a permanent fastening to the existing concrete.  Furnish a plug or donut to prevent epoxy or grout loss.

The Contractor shall edge all transverse and longitudinal joints against forms or existing pavement.  Transverse joints in a continuous lane pour or longitudinal joints in a continuous dual lane pour do not require edging.

The Contractor shall clean the exposed faces of joints according to the following:

i.	Break-up and clean out.  The Contractor shall break up the concrete from the center of the damaged area toward the end of the saw cuts.  Remove the concrete pieces with equipment that will not damage the underlying surface.

ii.	Lift-out method.  The Contractor shall lift the slab in one or more pieces without disturbing the underlying surface.  Clean out the area with hand tools.

The Contractor shall seal the joints according to the provisions in subsection 514-3.09.

d.	Concrete placement.  The Contractor shall construct side forms to overlap the ends of the existing slab.  Securely fasten side forms so they do not move when concrete is placed.  Concrete shall be Class A-A concrete.  If necessary, to accommodate forms for the patch, the Contractor shall excavate the adjacent shoulders a maximum width of 12 inches.

The Contractor shall cast each patch or replacement pavement slab in one continuous, full depth pour operation.  After removal of the forms, the Contractor shall return the shoulder area to its previous condition.

e.	Finishing.  The Contractor shall finish the patched, damaged, or replacement slabs according to subsections 514-3.10 and 514-3.11 to match the plane and texture (ground surface) of the contiguous pavement.  The Contractor shall check the repaired pavement section for compliance with the smoothness tolerances in accordance with the provisions in subsection 514-3.12, “Concrete Pavement Smoothness.”

514-3.16 OPENING TO TRAFFIC.  The Contractor shall not allow equipment or public traffic on the newly constructed concrete pavement until it has attained a minimum compressive strength of 3,500 psi according to AASHTO T 22 and joints have been sawed and sealed with a joint sealer.  Concrete pavement that fails to meet the minimum strengths above shall not be opened to traffic until directed by the Engineer.

The Contractor shall take concrete specimens for testing from the batches or loads delivered to the jobsite.  From the total specimens taken for the Contractor’s testing, 3 shall be set aside and marked for DOT&PF use for informational purposes.  Test specimens shall be cast according to AASHTO T23 and tested in according to AASHTO T 22.  Test specimens shall be cured on the site under the same conditions of temperature and moisture as the concrete pavement.

The Contractor shall specifically address the concrete paving operations in the Traffic Control Plan as specified Section 643 Traffic Maintenance of the Standard Specifications.

514-3.17 MANUFACTURER’S SERVICES.  The Contractor shall provide the following representatives at site for installation assistance, inspection and certification of proper installation for concrete ingredients, mix design, mixing, and placement of the concrete pavement.

1.	Batch Plant Representative:

a.	Observe how concrete mixes are performing.

b.	Be present during placement of class A-A concrete mix.

c.	Assist with concrete mix design, performance, placement, weather problems, and problems as may occur with concrete mix throughout the Project.

2.	Admixture Manufacturer’s Representative:

a.	Demonstrate special features, product performance, product mixing, testing, and placement or installation for each type of admixture.

b.	Observe how concrete mixes are performing.

c.	Be present during the first placement of Class A-A Concrete.

d.	Assist with concrete mix design, performance, placement, weather problems, and problems as may occur with concrete mix throughout the Project, including instructions for redosing.

514-4.01 METHOD OF MEASUREMENT.  Mix design, trial batches, test cylinders, reinforcing steel, dowels, tie bars, drilling, grout, epoxy resin, chairs, curing, backer rods, joint sealants and fillers, compaction, sawing, finishing, grinding and performing pavement tolerance checks, manufacturer’s representative and other contract items which are required for a complete and functioning and accepted Portland Cement Concrete (PCC) pavement will not be measured for payment, but shall be considered as included in the contract price for Portland Cement Concrete Pavement.

514-5.01 BASIS OF PAYMENT.  The contract price paid Reinforced Portland Cement Concrete Pavement shall include full compensation for furnishing all labor, materials (including cement), tools, equipment, and incidentals involved in constructing the Portland Cement Concrete Pavement, complete in place and for doing all the work prescribed in this Section with the following exceptions:

1.	Excavation to construct PCC Typical section will be subsidiary to item 514.

2.	Typical section roadbed materials Selected Material, Type A and Aggregate Base Course will be subsidiary to items 514.

3.	Asphalt Concrete required will be paid for under Asphalt Concrete, Type II, Class B, or Stone Mastic Asphalt Concrete.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

514(1)	Portland Cement Concrete Pavement	Lump Sum

SECTION 606

GUARDRAIL

Special Provisions

606-1.01 DESCRIPTION. Add the following:  Replace existing end section with Extruder Terminal (ET-2000) end sections according to Standard Drawing G-20.00 at the locations shown in the table below.

| Location | Quantity |
| --- | --- |
| McCarrey Bridge Pier | 2 |
| Boniface Bridge Pier | 2 |
| Muldoon Bridge Pier | 2 |
| Muldoon SE Loop Ramp | 1 |
| Ship Creek Bridges | 4 |
| Changeable Message Sign | 1 |
| Station 291+00 | 1 |
| Ft. Rich Interchange Crossing Bridge | 3 |
| Station 420+00 to 435+00 | 4 |
| Station 518+00 | 1 |
| Hiland Bridge Pier | 2 |

606-4.01 METHOD OF MEASUREMENT. Add the following:  All work and materials required to replace existing end sections with ET-2000 shall be subsidiary to item 606(11) Extruder Terminal (ET-2000).

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01 DESCRIPTION. Add the following:  Install standard signs described in Appendix D and in conformance with standard drawings S-00.00, S-05.01, S-20.00 and S-30.02.  The Engineer will determine precise field locations.

Delete Section 641 in its entirety and substitute the following:

## SECTION 641

## TEMPORARY EROSION AND POLLUTION

## CONTROL

## Special Provisions

641-1.01 DESCRIPTION. This work shall consist of temporary control measures as shown on the plans, or ordered during the life of the contract, to control temporary erosion and water pollution. This work shall include preparation of a Temporary Erosion and Pollution Control (TEPC) Plan. Conduct construction activities in accordance with the approved TEPC Plan.

641-1.02 TEMPORARY EROSION AND POLLUTION CONTROL PLAN. Submit a TEPC Plan at least five (5) days prior to the preconstruction conference, for approval by the Department's Environmental Section. The TEPC Plan shall consist of the following:

1.	Methods for clearing and grubbing.

2.	Plan for installation of temporary erosion and sediment control measures, in accordance with the Department's Storm Water Manual, including, but not limited to, the following:

a.	Excavation and embankment construction;

b.	Construction of temporary and permanent drainage features;

c.	Construction in and around waterbodies and wetlands; and

d.	Haul roads and material sites.

e.	List of quantities, types and suppliers of materials to be used.

3.	Disposal of waste material.

4.	Containment, cleanup, and disposal of such substances, as well as the methods to be utilized for disposing of, petroleum products or other hazardous substances generated by construction equipment or activities. The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.

The Department will review the TEPC Plan for approval within five (5) working days. If corrections or modifications are necessary to the plan, resubmit the corrected within five (5) days of receipt of the comments.

641-2.01 CONSTRUCTION REQUIREMENTS. The Contractor shall limit the surface area of erodible earth material exposed by clearing and grubbing, excavation, borrow and fill operations and the Engineer will direct the Engineer to provide immediate permanent or temporary pollution control measures to prevent contamination of adjacent streams, lakes, ponds or other areas of water impoundment. As necessary, such work may involve the construction of temporary berms, dikes, dams, sediment basins, slope drains, and use of temporary mulches, seeding or other control devices or methods as necessary to control erosion. Use temporary pollution control measures to correct conditions that develop during construction that were not foreseen during the design stage, that are needed prior to installation of permanent pollution control features, but are not associated with permanent control features on the project.

The Contractor shall incorporate all permanent erosion control features into the project at the earliest practicable time as outlined in the schedule.

Seed and mulch cut slopes as the excavation proceeds to the extent considered desirable and practicable.

Where erosion is likely to be a problem, schedule and perform clearing and grubbing operations so that grading operations and permanent erosion control features can follow immediately thereafter if the project conditions permit; otherwise temporary erosion control measures may be required between successive construction stages. The surface area of erodible earth material exposed at one time by clearing and grubbing shall not exceed 5 acres without written approval.

The Contractor shall limit the area of excavation, borrow and embankment operations in progress commensurate with the Contractor’s capability and progress in keeping the finish grading, mulching, seeding and other such permanent pollution control measures current in accordance with the accepted schedule. Should seasonal limitations make such coordination unrealistic, take temporary erosion control measures immediately to the extent feasible and justified.

In the event of conflict between these requirements and pollution control laws, rules or regulations of other federal or state or local agencies, the more restrictive laws, rules or regulations shall apply.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction-related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water. Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

641-3.01 METHOD OF MEASUREMENT. The method of measurement shall be as specified in the order authorizing the work.

641-4.01 BASIS OF PAYMENT. Temporary erosion and pollution control work required, which is not attributed to the Contractor’s negligence, carelessness or failure to install permanent controls, will be paid for as specified in the order authorizing the work.

In the event that temporary erosion and pollution control measures are required due to the Contractor’s negligence, carelessness or failure to install permanent controls as a part of the work as scheduled and as ordered, such work shall be performed at the Contractor’s expense.

In case of repeated failures on the Contractor’s part to control erosion, pollution and/or siltation, the Engineer reserves the right to employ outside assistance or to use his own forces to provide the necessary corrective measures. Such incurred direct costs plus project-engineering costs will be charged to the Contractor and the appropriate deductions made to the monthly progress estimate.

Temporary pollution control may include construction work outside the right-of-way where such work is necessary as a result of roadway construction, such as State Furnished Material sources. Temporary erosion and pollution control in connection with contractor furnished material sources shall be at the Contractor’s expense.

Install and acceptably maintain the erosion control.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Temporary Erosion and Pollution Control	Contingent Sum

(3/28/00)R203M98

SECTION 642

#### CONSTRUCTION SURVEYING AND MONUMENTS

#### Special Provisions

642-3.01 GENERAL. Add the following to the third paragraph: Prior to any work on the project, stake and reference the construction centerline. Reference the existing centerline at 100 foot intervals on tangents, and 50 foot intervals on curves, super elevations, transitions and cross-slopes. The reference stake shall be a minimum of 1 inch x 2 inch by 2 feet and shall show the offset distance to centerline and the station from the beginning of the project.

Install a reference sign every 500 feet. These reference signs shall meet the following requirements:

1.	mounted a minimum of 5 feet above the shoulder,

2.	located a minimum of 10 feet from the edge of shoulder,

3.	marked with the station from the beginning of the project, in 5 inch high black lettering on an orange background.

Reference the beginning and ending points of the no-passing zones in a separate field book.

SECTION 643

## TRAFFIC MAINTENANCE

# Special Provisions

643-1.03 TRAFFIC CONTROL PLAN. Replace the last paragraph with the following: The Contractor may request, in writing, a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project.  All movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan. Maintain a minimum 1 foot lateral separation between the non street legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations. (03/06/01)R222M98

## Special Provisions

643-2.01 MATERIALS. Add the following:

17.	Flexible Markers.  Refer to subsection 606-2.01 Materials.

(09/05/01)R222M98

## Special Provisions

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. Add the following: Whenever construction activity encroaches onto the safe route in a traffic control zone, the Contractor shall station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity. (03/06/01)R222M98

## Special Provisions

643-3.04 TRAFFIC CONTROL DEVICES.  Add the following to 1. Embankments.: Close all trenches and excavations at the end of each continuous work shift.

Add the following to 3. Fixed Objects.: At the end of each continuous work shift remove all obstructions greater than 4 inches above the nominal foreslope grading.

Delete item 6 and replace with the following:

6.	Street Sweeping.  Keep free of loose material all paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

- Power Brooming.  The Contractor shall use a power broom capable of ejecting all loose material to the shoulder of the road.  The Contractor shall remove all loose material from all pave portions of the roadway and haul routes open to the public.  This includes sections of roadway off the project where the Contractor’s operations have deposited loose material.

Change items 7 and 8 to 8 and 9 respectively.

643-3.05 AUTHORITY OF THE ENGINEER. Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT. Add the following: Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding,” potholes, excessive dust or mud, or dirty or out of place traffic control devices. The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full unimpeded use by the public. Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. Delete the last sentence and substitute the following: Unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic during the times listed below.

1.	0530 hours to 2000 hours

2.	Around any holiday:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 1200 on the Friday before the holiday to 0300 on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply from 1200 on the Tuesday before the holiday to 0300 on the Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 1200 on the day before the holiday to 0300 on the Monday after the holiday

3.	During the Air Show at Elmendorf Air Force Base (June 29- 30, 2002).

4.	During the Alaska State Fair (August 23 – August 25, 2002 and September 2 - September 3, 2002).

The Contractor will be allowed continuous single lane operations for bridge membrane replacement. The continuous single lane operations shall be from Friday at 2200 hours to Sunday at 1400 hours. The continuous single lane operations shall only be on the bridges requiring membrane replacement.

The Contractor shall perform his operation so that the travelling public experiences no more than a 5 minute stopped delay, 40 vehicles, 2500 feet of traffic is detained, whichever occurs first, before releasing the detained motorists. If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

The Contractor shall obtain the local school bus schedule and coordinate his work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted as a TCP to the Engineer for approval prior to implementation of the school bus coordination plan.

WIM Site – Construct a detour in the median to divert traffic around the Automated Traffic Recorder H1 Portland Cement Concrete Pavement work area. The Contractor shall submit a Traffic Control Plan for the detour. A portion of the width of the existing highway may be used for the detour. The detour shall be designed to carry traffic at a speed of 55 mph.  The Engineer will verify the actual speed limit to be used at the detour site prior to opening the detour to traffic.

The detour shall provide for movement of three lanes of traffic.  Each lane shall be 12 feet wide, with a 4-foot wide right shoulder, and 4-foot wide left shoulder.  Embankment slopes shall be no steeper than 3:1.  Existing median slopes are approximately 4:1.  Horizontal curvature shall be 1500 feet radius minimum.  The design of the detour shall provide drainage in the median.  Fill existing left shoulder rumble strips. Obtain approval for the design of the detour with the Engineer prior to construction.  Construct the detour embankment using Select Material Type A, 4 inches Crushed Aggregate Base, and 2 inches Asphalt Concrete Type II, Class A.  The detour will be approximately 2,000 feet long.

The detour shall remain in place long enough to allow the concrete pavement to cure for a minimum of seven days. Refer to subsection 514-3.16 for details. When the detour is no longer needed, all material shall be removed from the median.  The disturbed area shall be reseeded.

643-3.09 INTERIM PAVEMENT MARKINGS. In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

643-4.01 METHOD OF MEASUREMENT. Page 281, under item 6 “Interim Pavement Markings,” delete the second paragraph.

Add the following: No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  All work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

Selected Material, Aggregate Base Course material, Asphalt Concrete Pavement, and temporary striping required for the WIM Detour will not be measured.

643-5.01 BASIS OF PAYMENT. Add the following: The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Yard | $180.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion | Each | $2,500.00 |
| Pilot Car | Hour | $65.00 |
| Watering | 1000 Gallon | $20.00 |
| Street Sweeping | Hour | $150.00 |
| Plastic Safety Fence | Feet | $5.00 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Yard | $10.50 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Foot | $1.25 |
| Temporary Guardrail | Foot | $20.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Foot Foot Each Each | $0.30 $0.65 $0.75 $40.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $32.00/hour. The Engineer does not require a change order/directive for the flagging pay item.  (09/05/01)R222M98

Payment for Item 643(29), WIM Detour will be paid at the contract lump sum price.  Payment will be full compensation for all material and labor required to construct the detour and no separate payment shall be made.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

643(29)	WIM Detour	Lump Sum

#### SECTION 644

#### SERVICES TO BE FURNISHED BY THE CONTRACTOR

#### Special Provisions

644-2.01 FIELD OFFICE. Delete the third, fifth, and seventh sentences of the first paragraph and the second paragraph in this subsection and substitute the following: Meet the following office requirements:

1.	A minimum of 1,000 square feet of floor area. Divide the office area so that it contains an office room separated by a closable door. The office room shall have a minimum of 40 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	A minimum of two electrical outlets.

4.	Adequate parking for a minimum of 10 vehicles, with one disability parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

5.	Provide attached indoor plumbing with sanitary lavatory facilities and potable drinking water.

6.	Three telephone lines available at the project location.

7.	Located in within 3 miles of the project.

8.	Provide one move in and one move out for state office furniture and equipment.

#### Special Provisions

644-4.01 BASIS OF PAYMENT. Add the following: The Engineer will not pay for electricity, propane and water supplied for the State provided portable asphalt lab separately.  Those items are subsidiary to Item 644(1) Field Office.

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE Delete this subsection in its entirety and replace with the following: Submit a detailed draft CPM schedule at the preconstruction conference for the Engineer’s approval.   The finalized CPM schedule must be completed and accepted prior to any work being done on the project site.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.  Delete item 2.   60-Day Preliminary Schedule.

(3/12/01)R261M98

## SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

669-1.01 DESCRIPTION.  This work shall consist of furnishing and installing two Automated Traffic Recorder (ATR) Stations on the Glenn Highway. One ATR components shall be installed in a Portland Cement Concrete Pavement for the purpose of automatic traffic data collection and main line truck electronic screening station.

An Automated Traffic Recorder (ATR) station is a vehicle detection system and may contain a traffic volume counter, an automated vehicle classifier (AVC), automated vehicle identification (AVI) antennas, a weigh in motion (WIM) sensor system, Dynamic Message Signs (DMS) and/or other equipment.  ATRs are operated and maintained by personnel of the Alaska Department of Measurement Standards and Commercial Vehicle Enforcement (MSCVE), 12050 Industry Way, Anchorage, Alaska 99515, phone 345-7750.

The ATR station for Glenn Highway shall consist of the minimum following components as specified the Public Interest Finding for Installation of Weigh-in-Motion Equipment dated May 10, 2001:

- International Road Dynamics’ (IRD) hydraulic single load cell WIM scale equipment including scale or scales, scale lead-in cable as required, frames, and mounting hardware for each lane to be instrumented.  The scales shall detect vehicles’ speed, number of axles, weight, and spacing of axles.  In the Outside Northbound lane, the entire traffic lane width of 12 feet shall be covered by one IRD single load cell scale (two 6 foot platforms).    All installation shall conform to the details shown on the plans and manufacturer’s recommendations.

- Two inductive loop detectors per lane and lead-in cable as required.  Inductive loop detectors detect the presence of passing vehicles.  Inductive loop detector installation shall conform to the details shown in the plans.

- A central unit shall be installed in the CBA3 controller cabinet.  The central unit shall include all the equipment and software necessary to calculate store and transmit to a host computer all data specified in this Section.  The modems to be installed in the controller cabinet shall be compatible with the host computer.

- Miscellaneous Items including but not limited to all wiring, conduit, junction boxes, CBA3 cabinet and its ventilation, heating/cooling systems, light, security, battery back and further described in the Section 669-2.01 Materials.

- All of the in-road ATR sensors (inductive loop detectors, axle sensors, hydraulic single load cell, shall be saw cut and installed into the Portland Cement Concrete (PCC or concrete)

Pavement section to achieve maximum accuracy out of the sensor devices.  All wiring from these sensors shall run in and under the concrete pavement and be connected to electronic monitoring equipment located in a CBA3 cabinet at the side of the.

669-1.02 REGULATION AND CODE.  All materials and workmanship shall conform to the following standards:

- Alaska Department of Transportation and Public Facilities Standard Specifications for Highway Construction or as modified by these Special Provisions.

- Underwriter's Laboratories, Inc.,

- National Electrical Safety Code,

- Local safety code requirements.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01 MATERIALS.  All materials provided for the work shall be new, unless otherwise stated, and shall meet the following requirements:

- Wiring.  All wiring shall be in accordance with subsection 660-2.09(A), Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.  All wires and cables must be home run labeled in each junction box and cabinet; for example, W1SLA (for wire) and GaSLA (for cable) as shown on the plans.

- Conduit.  All conduit shall be in accordance with subsection 660-2.05, Conduit.  Nylon pull cords shall be left in all 2 inches conduit.  All conduit shall be rigid metal.

- Junction Boxes.  All junction boxes shall be in accordance with subsection 660-2.06, Junction Boxes.  The covers of all junction boxes used for loops or sensor wires shall be labeled 'TRAFFIC'.  Junction boxes for 120/240 electrical service shall be kept completely separate from junction boxes containing loop or sensor wiring.  The covers of all junction boxes used to provide electrical service to ATR installations shall be labeled 'ELECTRIC’.

- Terminal Blocks.  All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals.  Terminal blocks shall be a barrier type, 600 VAC, @20 	amps, capacity for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips. All conductors shall be terminated to a terminal block including unused spares.

- Inductive Loops.  All inductive loops shall be in accordance with subsection 660-2.08, Conductors.  Conductors used for inductive loop detectors shall be UL listed as IMSA Specification #51-5-1984 Single Conductor PVC Nylon with tube jacket, TYPE THHN, AWG 14.

- Loop lead-in cable home run shall consist of a twisted pair 18AWG stranded tinned copper wire with polyethylene insulation, covered with an aluminum foil shield, stranded copper drain wire, and PE outer jacket conforming to IMSA Specification #50-2-1984.

- Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, an aluminum shield and overall PVC or PE jacket.

- Style CBA3 cabinets.  CBA3 Cabinets shall meet or exceed the specifications and be fabricated in accordance with IRD Assembly Number 10200501, available from International Road Dynamics.

- All cabinets shall meet or exceed a NEMA 3R rating.  Style CBA3 cabinets shall be in accordance with Subsection 660-3.05, Controller cabinets.  In addition, CBA3 cabinets shall meet the following requirements:

a.	Cabinet Dimensions. The cabinet shall be 77 inches high, 44 inches wide, and 27 inches deep.

b.	Cabinet Construction.  The cabinet and door shall be constructed from 5052-H32 or better sheet aluminum alloy with seams ground to a smooth finish, unpainted, with a smooth grain finish on the exterior, with stainless steel (SS) hinges and fittings.  The cabinet shall be totally enclosed with six (6) sides and a full front access.  The cabinet shall be mounted on a newly constructed concrete pedestal as shown on the plans. Roadside cabinets shall be lined with insulation to provide better operation in cold weather conditions.  As a minimum, foil faced reflective material with a minimum R-value of 2 shall be applied to the interior of all enclosure walls.  A heater or heaters with a minimum capacity of 800W shall be provided, and heaters shall be thermostatically controlled."

c.	Door.  The door shall be full front access with rolled flanges and neoprene rubber gaskets with stops to hold the doors in a full open position.  The door shall have stiffeners on the interior and a plan pocket mounted inside.  Ventilation shall be provided with louvers and replaceable filters in lower part of door.  Filters shall allow air flow and block dust and snow from entering cabinet.  Filters shall be protected with a ventilated metal plate on the exterior.  There shall be no other auxiliary doors or openings to the cabinet. The latching mechanism shall be a 3-point draw roller type. The center catch and pushrods shall be either stainless steel or cadmium plated, Type II Class 1, equal or better.

d.	Latch/Lock.  The latching mechanism shall be a 3-point draw roller type.  The center catch and pushrods shall be either stainless steel or cadmium plated, Type II Class 1, equal or better.  Rollers shall have a minimum diameter of 0.75 inch and will be made of nylon.  A stainless steel operating handle shall be furnished with a .75 inch shank.  The lock shall be a Corbin #2 lock keyed to match existing department cabinets.  Two keys shall be furnished with each lock.

e.	Shelves.  Adjustable equipment shelves shall be mounted on rails inside of cabinet and be supported on both sides.  Rails for horizontal adjustment shall be located at the top and bottom of both sides of the cabinet. There shall be 4 vertical rails mounted on both sides of the cabinet, and 4 mounted on the back for a total of 12 inside each CBA3 cabinet.

f.	Ventilation. Ventilation shall be provided with louvered vents in the front door with a removable air filter. Louvers shall satisfy the NEMA rod entry test for 3R ventilated cabinets.  The filter shall cover the vents and shall be held firmly in place with bottom and top brackets and a spring-loaded top clamp.  Exhaust air shall be vented out between the top of the cabinet and the door.

g.	Circuit Breaker Panelboard.  Shall be an enclosed circuit breaker load center mounted inside the cabinet a shown on the plans. Shall be 100 amp Main Lugs only 120/240 Volts single phase, 3 wire 12 pole load center with copper power, neutral and ground busses, a 30 amp 2 pole back fed main circuit breaker, and six (6) branch circuit breakers with an interrupting rating of 10,000 AIC. Supply panelboard with a two pole panel bus mounted surge protection circuit breaker rated 175 volt line to ground maximum.  Suggested panel to be Square-D Q0112L125G with the above noted circuit breakers and surge protection

h.	Receptacles.  Provide four (4) sets of two (2) duplex NEWMA 5-20 Receptacles with integral Class A GFCI protection and a LED indicator light that glows when the receptacle is energized mounted in a 2 gang metal outlet box located in the cabinet as shown on plans.  Each set of receptacles shall be circuited to 20 amp circuit breaker.  Suggested receptacles to be Leviton Cat. No. 6898.  Provide each set of receptacles with a label identifying the circuit breaker to which it is connected; such as (CKT A-2).

i.	Cooling Fan.  A thermostatically controlled fan in the top of cabinet shall operate at a settable high temperature limit and exhaust air through a filtered and hooded vent at the top front of the cabinet.

j.	Light.  An interior light shall be supplied to operate with a spring actuated door switch.  The light shall be a 60W incandescent T-10 style bulb in sheet metal housing with SS wire guard, approximately 1" in profile, similar or equal to A-LTDA1.

k.	Heater.  A cabinet heater similar or equal to Hoffman DAH8001B shall be installed and thermostatically controlled.

l.	Low Temperature Power Cutoff.  A thermostat shall control electrical power to the IRD WIM electronics, turning off power to the WIM computer when the internal cabinet temperature drops below the manufacturer’s recommended limit.

m.	Thermostats.  Thermostats shall have remote bulbs for heating, ventilation and power control.  Thermostats shall be Tradeline T6031A1029 (equal or better) and set for heat ON at 50 degrees F or less, ventilation ON at 90 degrees F or greater, and power control OFF at 35 degrees F or less.

n.	Terminal Blocks.  Terminal blocks shall be mounted vertical on the left side of the cabinet as shown on the plans.

o.	Timer.  Electronic digital timers with internal battery backup shall be installed on the power circuit feeding the IRD WIM unit, and on the power to the code switch and modem.  The timers shall be set to momentarily turn OFF power at 1:40 AM and ON at 1:42 AM each day, causing the computer, modem and code switch to reset.  Timers shall be Intermatic Digi-set Model DT1C programmable heavy duty grounded digital timers (equal or better), available from Intermatic Incorporated, Intermatic Plaza Spring Grove, IL 60081-9698 (also available locally).  Timers shall meet the following requirements:

i.	Rated Capacity: 15 Amps (1875 Watts) Resistive, 15 Amps (1875 Watts) Inductive, 4 Amps (500 Watts) Tungsten, 1/3 H.P. Motor Load, 120 Volts AC, 60 Hz.

ii.	ON Time: Max. - 23 Hours, 59 Minutes; Min. - 1 Minute.

iii.	Manual ON/OFF Switch: permits normal use anytime without resetting.

p.	Conduit.  All wiring for all 120V equipment including circuit breaker panelboard, heater, light, vent fan, and power receptacles shall be in EMT, liquid tight metal flex conduit or metal clad.  Other low voltage wiring to be terminated on terminal blocks and neatly trained within cabinet using wiring duct.

q.	Keyboard Tray.  A retractable tray shall be mounted to the bottom of the shelf below the IRD WIM computer monitor at a convenient height for operation of the keyboard.

r.	Certification.  Third party certification of the CBA3 Cabinet Assembly IS REQUIRED. The Cabinet Assembly consists of the cabinet itself and all high voltage (greater than 24 volts) components that are permanently installed, including the panelboard, receptacles, light and fan.  The Contractor may obtain detailed information on certification through an authorized local or national testing agency that complies with the American National Standards for Certification, Third-Party Certification program, ANSI Z34.1-1987, including ETL Testing Laboratories, Underwriters Laboratories (UL), Canadian Standards Association (CSA), Electro Test Incorporated (ETI) or MET.  All individual electrical components not permanently installed must be third party certified where applicable.

10.	Pavement.  Pavement materials shall meet the following requirements:

a.	Asphalt Pavement.  Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement.

b.	Concrete Pavement.  Materials used for concrete pavement shall conform to Section 514, Portland Cement Concrete Pavement.

11.	Weigh In Motion (WIM) System.  The Contractor shall provide and install a complete, fully functioning Weigh In Motion (WIM) System.  The WIM system shall consist of two sets of sensors installed in the concrete pavement section per the plans, specifications and manufacture’s recommendations.  The in-road sensors shall be connected to a WIM electronics unit mounted in the roadside cabinet.

In the Outside Northbound Lane, the WIM sensors shall consist of dual hydraulic single load cell scales installed in metal frames contained a concrete vault that is saw cut into the PCC pavement.  The sensors shall be International Road Dynamics hydraulic single load cell.  The full sensor array in the Outside Northbound Lane shall include dual inductive loops and a second axle sensor, (either a Dynax or piezoelectric cable.

The WIM electronics unit shall receive and interpret signals from the in-road sensors, calculate all vehicle parameters.  The unit shall be equal to or better than an IRD 1067 WIM System, IRD Assembly Number 100438, with necessary additions to accommodate specific requirements of this installation.

12.  	Communications.  Communications between the site and offices of the Division of Measurement Standards and Commercial Vehicle Enforcement shall be via telephone modem.

Modem.  The Contractor shall supply and install a high-speed 56k fax/data external modem.  The modem shall be equal to or better than a 3Com U.S. Robotics 56k V.EVERYTHING COURIER Fax/modem.  The modem shall meet the following requirements:

# V.90 56 kbps ITU standard

# 56 kbps X 2 technology.

# V.34 33.6 kbps ITU standard

# V.43/MNP 2-4 error control,

# V.42bis/MNP5 data compression

# Faxing: Class 1 and 2.0, Group III 14.4 kbps send and receive.

# Compatible with ITU and Bell standards from 56 kbps down to 1200 bps.

13.	Warranty on WIM and Related Systems The Vendor shall provide the necessary labor, parts, materials, tooling, test equipment and facilities required to maintain the WIM and related systems.  This includes all cabinet components, the AVI, the load cells, and other in-road sensors.

14.	Piezoelectric Sensor, Class II (10 ft)

- Center Core: 16 gauge, flat, braided, silver plated copper wire.

- Piezoelectric Material:  Highly compressed piezoelectric copolymer, P(VDF-TrFE).

- Outer Sheath:  0.016 inch thick brass, CDA-260, ASTM B 587-88

- Final dimensions, 0.260 inch wide x 0.063 inch thick; ±0.005 inches.

- Insulation resistance between core and shield:>500 M ohms.

- Piezoelectric Coefficient:20 pC/N – nominal.

Passive Signal cable: RG 58 type with an underground/direct burial rated outer jacket.  The OD of the cable is 0.187 inch.  The nominal capacitance of the cable is 27 pF/foot.

15.	Vertical Temperature Probes. Install Department provided vertical temperature probes as indicated on the Plans.  The temperature probe interface cable shall have sufficient length (minimum of 30 m) to reach the cabinet without splices.

669-3.01 CONSTRUCTION REQUIREMENTS.

1.	Wiring. All wiring shall be installed in accordance with subsection 660-2.09(A), Wiring.  All conductors (used and spares) shall terminate and be soldered to "spade" type terminal lugs.

a.	All unused pairs shall be properly terminated.  At junction boxes, unused pairs shall be terminated within splices and labeled.  At cabinets, unused pairs shall be terminated to a terminal block and labeled.

b.	All wiring shall have at least two feet of slack cable in each junction box and at least six feet of slack cable available in the equipment cabinet prior to the terminal block.

c.	All wiring shall be labeled in all junction boxes.

d.	Wiring splices shall conform the details in the plans.

2.	Conduit.  All conduit shall be installed in accordance with subsection 660-2.05, Conduit or as indicated on the plans.  Nylon pull cords shall be left in all conduits larger than 1 inch and in all spare conduits.  Drain holes shall be placed at the low points of all conduits.

3.	Junction Boxes.  All junction boxes shall be installed in accordance with subsection 660-2.06, Junction Boxes or as indicated on the plans. Junction boxes used for ATR installations shall not contain any wiring of systems at or greater than 24V or conduits carrying wiring of systems at or greater than 24V.

4.	Inductive Loops.  All inductive loops shall be installed and constructed in accordance with subsection 660-4.01, Installation Details, unless otherwise specified on the plans.  The plans are not schematics; installation of the inductive loops shall closely conform to the location and layout of conduit runs shown in the plans.

All lead-in conduit from edge of pavement to the inductive loops shall be straight and perpendicular to the centerline of the road.

a.	Loops in Concrete.  Slot cutting for inductive detector loops shall not be performed until after the PCC pavement has been ground, straightedged and brought into tolerances as provided in these Special Provisions and Section 514-3.12, “Concrete Pavement Smoothness”.  Installation of detector loops prior to confirmation that the roadway meets the specified requirements shall not be permitted.

The corners of the slot cuts in the PCC pavement shall be rounded to avoid sharp corners that may damage inductive loop wire.  Alternately, diagonal crosscuts beginning a maximum of 12 inches from the corner may be used.  The Engineer, before beginning, cutting shall approve the sawcutting method.

Slot cuts in the pavement shall be washed clean, blown out and thoroughly dried before installing inductive loop wire.  After the loop wire is placed, the sawcut shall be filled with 3M epoxy loop sealant or an approved equal.

Inductive detector loops shall be centered in the traffic lane plus or minus 1 inch tolerance.  Unless otherwise noted on the plans, inductive loops shall be formed of four turns of wire, and shall be 6 feet square with plus-or-minus 1 inch tolerance. Unless otherwise noted on the plans all inductive loops in a lane shall be located 20 feet from leading edge to leading edge with plus-or-minus 1 inch tolerance.  All inductive loops located in adjacent lanes shall be aligned within plus-or-minus 1 inch tolerance.

5.	Cabinets. The Engineer will determine the final site for the cabinet and foundation.  The Style CBA3 control cabinet shall be installed per subsection 660-4.01, Installation Details.  The Contractor shall provide the Engineer a Certification of Compliance from the manufacturer in accordance with the provisions of 669-2.01.

The Contractor shall construct the Style CBA3 controller cabinet foundation as shown in the plans, including furnishing and installing anchor bolts and filling the vault cavity with Borrow Type A.  The Contractor shall install the CBA3 controller cabinet on said foundation and shall make all field wiring connections to the terminal blocks in the controller cabinet.  The equipment to foundation seam shall be effectively sealed to prevent weathering.

All conduits leading to the cabinet shall be brought down through the bottom of a junction box or from the load center.  No conduit runs, including those for the inductive loops, WIM sensors, electrical or telephone service, shall be cut through the sides or top of the cabinet.

The cabinet shall be installed out of the clear zone and with the doors facing away from the road.  If necessary and determined by the Engineer, the cabinet shall be protected by guardrail.

6.	PCC Pavement and Pavement Preparation.  The construction of the PCC pavement shall be in accordance with Section 514.

7.	Hydraulic Single Load Cell Scale, and Electronics for WIM.

a.	Manufacturer's Representative: A manufacturer's representative shall be present to supervise installation of the WIM sensors and to commission the WIM equipment as a complete and fully functioning system.  The Contractor shall provide for and make all arrangements to schedule delivery of equipment and to schedule the manufacturer's representative.

- Definition of Installation Assistance: A representative of the WIM system manufacturer (Vendor) shall be present during the installation of all in-road and electronic equipment.  The purpose of the Vendor representative is to provide guidance on the proper installation of the equipment and assist in the final system connections, calibration, and acceptance.  Vendor field representatives possess valuable knowledge and experience that will be helpful in obtaining the highest quality installation possible.  They also have the necessary training to perform the configuration, calibration, and commissioning of the system.

As a minimum, the following tasks shall be performed by the Vendor representative on site include:

- Check all equipment shipments prior to construction to verify proper quantity and type of equipment for site.

- Perform pre-installation tests on scales, sensors, or other equipment to verify operation.

- Assist in laying out equipment locations prior to installation.

- Observe and provide technical assistance during the installation of in road equipment.

- Provide direction on the installation, splicing, and termination of wiring.

- Install system electronics.

- Perform electronic installation connections between WIM electronics and termination panel and other system components within the cabinet.

- Set system configuration and calibration parameters in system electronics.

- Test operation of all system components supplied by the manufacturer.

- Assist in calibration and acceptance testing by recording measured weights and calculating measures of performance.

- Provide operator and maintenance training if required.

The Vendor and the Vendor field representative are not responsible for the following items:

- Storage, transportation and unloading of equipment.

- Providing labor, equipment, tools, or materials required for installation of equipment.

- Scheduling of workers or coordination with other work.

- Project management or supervision of other workers.

- Supply of traffic control, calibration and test vehicles, unless specified.

Requirements for installation assistance will vary from site to site.  Factors such as the type of scales or sensors, number of lanes to be installed, layout of equipment, other components of the system, etc. will affect the type and amount of involvement required from the installation representative.  The breakdown above presents a general guideline that can be applied specifically to each site as the need arises

c.	Placement of WIM Sensors: The placement of the various sensors is critical to achieving the specified accuracy of the WIM system.  All WIM sensors, including inductive loops, hydraulic single load cell scales, metal bending plate scales, and piezo axle detectors shall be located in the field to within specified tolerances, and if necessary employ the use of a licensed surveyor registered in the State of Alaska.

d.	WIM Scales and Sensors: Neither concrete sawing for, nor removal of concrete for WIM scale frames, scale pits and sensors shall be performed until after the PCC pavement has been ground, straight-edged and brought into tolerance in accordance with Section “Concrete Pavement Smoothness” and as provided in these Special Provisions.

The Engineer and Manufacturer’s Representative will determine the exact limits of the PCC pavement removal for WIM scale pit, frame and sensors. The outlines for excavations in the PCC pavement shall be cut on a neat line with a power driven concrete saw before any material is removed. The depth of such sawcuts shall be no less than the total thickness of the PCC pavement section or sections to be removed. The PCC pavement and underlying base material shall be removed to the required depths for WIM scale pit installation as shown in the plans.  Removed materials shall be disposed of in accordance with the provisions in Section 202-2.01.

The remaining material in place, after removing the PCC pavement and base to the required depths, shall be graded to a plane, watered and compacted.  The finished surface of the scale installation shall not extend above the grade established for the final finished PCC pavement.  Areas of the base material that are low as a result of over excavation shall be filled, at the Contractor’s expense with PCC pavement at the time and in the same operation as the concrete is placed.

No blockouts shall be used in the PCC pavement construction for the scale pit and frame.  The bottom and sides of the excavation and scale frame shall act as the forms. The steel frames for the single load cell scales shall be precisely located and leveled within the excavation, if necessary with assistance from a surveyor.  Dowels for connection to the concrete pavement section shall be installed.  A 1 inch PVC drain shall be installed.  Concrete for the PCC pavement, WIM sensors, scale pit and frame shall meet the provisions for Portland cement concrete in Section 514.

e.	Acceptance Testing for WIM: Acceptance testing shall be performed by the Contractor to ensure compliance with subsection 669-3.02 “Acceptance Testing”.

10.	Utilities.  The Contractor shall provide and install the Load Center per the plans, specifications and the requirements of the appropriate Electrical Utility.  All wiring from the Load Center to the equipment in the cabinet shall be provided and installed by the Contractor.  The Contractor shall request inspection of the Load Center by the Department of Labor, Division of Mechanical Inspection (DOL/DMI).  After approval of the Load Center by the DOL/DMI the Contractor shall inform the Engineer as to when electrical service is needed at the Load Center, with sufficient time to enable the Engineer to schedule the installation with the Electrical Utility prior to commissioning of the equipment.  The Engineer will make arrangements in writing with the Electrical Utility to connect to the Load Center.  The Electrical Utility will provide service to the Load Center upon request of the Engineer.

The Telephone Utility will provide and install a Network Interface Device (NID) on or near the Cabinet.  Underground wiring for telephone service will be provided and installed by the Telephone Utility, usually in association with the Electrical Utility when electrical service is installed.  The Contractor shall provide and install a RJ-11 telephone jack inside the Cabinet, and shall provide and install all wiring to connect the telephone jack with the NID.  The Contractor shall inform the Engineer as to when telephone service is needed at the telephone jack, with sufficient time to enable the Engineer to schedule the installation with the Telephone Utility prior to commissioning of the equipment.  The Engineer will make arrangements in writing with the Telephone Utility to install and connect the NID.  The Engineer will inform the Contractor of the telephone number at the NID.

11.	Concrete Pavement Smoothness: The Portland Cement Concrete pavement smoothness shall be in accordance with subsection 514-3.12 Concrete Pavement Smoothness.

12.	Field Inspection.  Before installation (of conduit/wiring, inductive loops, bending plate equipment, hydraulic single load cell scales, piezoelectric cable axle sensors, and cabinets) the Contractor shall notify the Engineer in writing a minimum of 3 working days in advance (excluding Saturday, Sunday and State or Federal Holidays). A representative of the HDS shall be present to approve the installation prior to final burial or encasement. Any unacceptable installations shall be corrected and re-inspected for completeness prior to burial or encasement. Any installation buried or encased without approval by the Engineer shall be uncovered, removed, and/or replaced at the Contractor's expense.  Any expense or delay in the project scheduling will be the responsibility of the Contractor.

669-3.02 ACCEPTANCE TESTING.  The Contractor shall perform acceptance testing on all ATR installations.  The Contractor shall provide and make all arrangements for test vehicles and drivers as needed for the acceptance testing.

1.	General Tests.  All ATR installations shall have tests conducted in accordance with subsection 660-4.01, Installation Details.

2.	WIM Acceptance Tests.  In addition to the General Tests, the Contractor shall perform Acceptance Tests on all weigh in motion installations after calibration of the WIM system has been performed.  Acceptance tests shall be performed to demonstrate that the WIM system performs at or above the required accuracy.  A representative of the MSCE shall be on-site during final acceptance testing.  The MSCVE representative shall certify in writing when the installation has met the requirements of the acceptance tests.

a.	Acceptance Tests shall consist of three vehicles that will make ten passes over the WIM sensors in each lane at speeds varying from 55 to 65 miles per hour.  The Contractor shall supply the vehicles.  The Contractor shall submit descriptions of the proposed test vehicles in writing at least 24 hours prior to scheduled performance of the test and shall be approved in writing by a representative of the MSCVEO.

b.	The three test vehicles shall consist of a five axle, eighteen wheel single trailer vehicle (FHWA Class 9), a three axle, ten wheel single unit vehicle (FHWA Class 6), and a two axle, six wheel single unit vehicle (FHWA Class 5).

The Class 5 vehicle shall have a minimum spacing of 13.0 feet and a maximum of 23.0 feet between the steering and drive axles, a minimum weight of 2100 pounds and a maximum of 12,000 pounds on the steering axle, a minimum weight of 15,000 and a maximum of 18,000 pounds on the driving axle.

The Class 6 vehicle shall have a minimum spacing of 13.0 feet and a maximum of 23.0 feet between the steering axle and the drive axle group, a minimum of 4 feet and a maximum spacing of 6 feet between the drive axles, a minimum weight of 6000 pounds and a maximum of 12,000 pounds on the front (steering) axle for normal-width tires or a maximum of 18,000 pounds for wide tires, and a minimum weight of 20,000 and a maximum of 38,000 pounds on the rear (drive) axle group.

The Class 9 vehicle shall have a minimum spacing of 13.0 feet and a maximum of 23.0 feet between the steering axle and the drive axle group, a minimum spacing of 4 feet and a maximum of 6 feet between the drive axles, a minimum spacing of 25 feet and a maximum of 45 feet between the drive axle group and the trailer axle group, a minimum spacing of 4 feet and a maximum of 6 feet between the trailer axles, a minimum weight of 6000 pounds and a maximum of 12,000 pounds on the steering axle, a minimum weight of 20,000 and a maximum of 33,000 pounds on the drive axle group, and a minimum weight of 20,000 and a maximum of 38,000 pounds on the trailer axle group.

All three test vehicles shall be fully loaded with non-shifting material to near legal weight limits.

c.	All tires on all three test vehicles shall be inflated to recommended pressures.

d.	The gross weight of the vehicles and the weight of each axle group shall be determined by weighing on a static scale at a scalehouse operated by the State of Alaska Department of Commerce, Division of Weights and Measures.  An axle group is defined as any two axles whose midpoints are within eight feet of each other.  For the test vehicles, the Class 9 single trailer vehicle has three axle groups, while the Class 6 and Class 5 each has two axle groups.

e.	The difference in value or error between the weight of each axle group or vehicle gross weight shall be computed as follows:

d = 100(W - R)

R

where:

d =	difference between WIM value and reference value

W =	WIM value, or weight as measured by the WIM system

R =	Reference value, or weight as measured by a static scale

f.	The Accuracy requirements for the WIM equipment consist of a maximum error (plus or minus) with a ninety-four percent confidence interval (i.e. + xx% with 94% confidence) for axle group weights, and a maximum error (plus or minus) with a ninety-four percent confidence interval (i.e. + xx% with 94% confidence) for gross vehicle weights.  The required accuracy for the different WIM types are as follows:

# Single (Hydraulic) Load Cell: +/- 8% on axle weight, +/- 6% on GVW

For each test vehicle, no more than two of the axle group weights measured by the WIM system can differ from the axle group weights as measured at the scalehouse by more than twelve percent.  Similarly, for each test vehicle, no more than two of the gross vehicle weights measured by the WIM system can differ from the gross vehicle weights as measured at the scalehouse by more than ten percent.

g.	Errors, or differences between the weights as measured by the WIM and weights as measured at the scalehouse, shall be calculated on ten consecutive passes of each of the three test vehicles at various speeds.  If more than the maximum number of errors is observed, the equipment shall be recalibrated and the Acceptance test performed again until the system meets the accuracy specifications.

669-3.04 VENDOR WARRANTY

A.	Period of Performance.  The period of performance for this warranty shall be three (3) years from the date of issuance of the Certificate of Final Acceptance of the corresponding WIM System by Alaska DOT&PF.  The price for this extended warranty will be included in the bid price for each system.

B.	Scope.  The Vendor will maintain in good working condition, the components of the Weigh-In-Motion System.

The Vendor shall acknowledge a request to repair malfunctioning equipment within 48 hours of notification.

The Vendor shall respond to service or repair malfunctioning equipment within:

- 72 hours of notification if there is a serious problem where the system is down and cannot be repaired via telephone support or modem.

- 2 weeks of notification if there is a normal problem where the site can be called up and the site is still operational with reduced capability.

The Vendor shall maintain all components covered by this contract in accordance with the Department’s (ADOT&PF) specifications for acceptance, accuracy, and tolerances.  However, roadway surface conditions are not the responsibility of the Vendor.  The roadway surface in the vicinity of the WIM must be maintained by others to meet specifications.

C.	Vendor Services.  The Vendor shall provide the following services:

1.	Scheduled Maintenance Service – The Vendor shall visit each site in April or May to evaluate/assess the condition of the site and provide routine maintenance service on all major systems, system components and ancillary equipment.  The Vendor shall also visit each site in September/October to service as needed before winter.

2.	Emergency Repair Service - On an as required basis, the Vendor shall provide repair service for the system.  Requests for service shall have a maximum response time as noted in the Scope Section above.

3.	Operator Refresher Course - In conjunction with the Maintenance Service, the Vendor shall provide "Operator Refresher" courses on the operation of the system.  Operator refresher courses are only provided at sorting system installations. The Vendor shall provide a single “Data Collection Refresher” course annually in Anchorage.  These instruction courses shall have a maximum duration of four (4) hours scheduled immediately before or after the scheduled Maintenance Service.  Facilities for refresher courses shall be provided by Alaska DOT & PF.

4.	Software Upgrades - From time to time the Vendor may release new versions of software.  When these are released, the software upgrade shall be offered to the DOT&PF at no extra cost.  Any hardware upgrades, improvements, or changes, required to facilitate new software or additional features are not included.

5.	Verify System Calibration - The inspection will verify system and interface operation.  Perform calibration once per year with calibration vehicles supplied by the DOT&PF, or at the option of the Department by the Vendor, as an extra to this contract.

D.	Scheduled Maintenance Service.

1.	General: The Vendor’s preventative maintenance service performed in the spring and fall of each year shall include the following:

### 2.	In-Road Instrumentation:

- Test signal level and lead cable of all in-road sensors and scales.  Repair or replace as required.

- Maintain installation of grout and sealant.  Repair or replace as required.

- Perform visual inspection of detector housings.

3.	WIM Scales:

- Verify sensor performance and reliability. Repair or replace as required.

- Adjust calibration factors as required for scales.

4.	Electronics Interface and System Computers:

- Clean interior and exterior of WIM electronics, power supplies and modems.  Repair or replace as required.

- Maintain all WIM cables and connectors, terminal strips, and back-up batteries.  Repair or replace as required.

- Maintain all electrical connectors, cables and components.  Test and visually inspect utility pole, AC disconnect box, main AC circuit breakers, cabinet AC circuit breakers, and AC outlets.

- Perform visual inspection of equipment cabinet.  Repair or replace as required.

- Test and visually inspect cabinet heater, ventilation fan and filter, thermostat, light and fused switch.  Repair or replace as required.

- Test and verify control and sequence of operation of interface components

E.	Contract Limitations

Repairs and/or replacement of equipment when defect(s) result(s) from one or more of the following causes:

- Exposure to severe environmental conditions, including direct lightning hit, flooding, explosion, fire, accidents, pavement movement, pavement deterioration, or acts of God;

- Alteration, repair or overhaul by persons not authorized by the Vendor;

- Operation, maintenance or modification that is not in accordance with the Vendor's instructions.

F.	Traffic Control

See subsection 643-3.08.

669-3.05 DELIVERABLES.  All deliverables shall be submitted to the Engineer prior to final approval of the work or as otherwise called for herein.

A.	Equipment List(s) and Drawings.  The Contractor shall submit for review and approval by the MSCVEO representative within thirty days following award of the contract, three collated copies of a portfolio of equipment and materials, which he proposes to install for the ATRs.  The portfolio(s) shall consist of a table of contents that includes each item's intended use(s), and a description that includes product name, manufacturer, model or part number.

The Materials Submittal shall include a detailed shop drawing of the Style CBA3 cabinet showing the location of all mounted components, including the thermostatically controlled heater, thermostatically controlled exhaust (cooling) fan, switched florescent light, shelves, Corbin #2 locks keyed to match existing Department cabinets with Corbin locks, Ground Fault Interrupt (GFI) circuit breakers, three sets of four 110 volt receptacles, eight sets of twelve position terminal blocks, surge protectors for all electrical and telephone equipment.

The Materials Submittal shall include detailed specifications of the WIM System, the AVI System, the DMS System and all interfaces.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

B.	Utility Schedule.  The Contractor shall submit for review and approval by the MSCVE representative within sixty days following award of the contract, three collated copies of a schedule to install and activate electrical and telephone utilities to the ATR cabinet at Assembly H1.  The Utility Schedule will clearly identify in detail what actions will be taken to ensure timely activation of electrical and telephone serve, when the activity will occur, and who is responsible for completing each action.  The schedule shall include the name, employer, position title, and telephone number of both who is to be contacted and who is to be responsible for completing each action.

C.	As-Built Plans and Photographs.  The Contractor shall prepare four complete sets of as-built plans that will be kept current with the construction.  These as-built plans shall detail all construction changes made to the plans and also include the following information on the appropriate sheets:

1.	The location and depth of all inductive loops and conduit runs, and,

2.	The station and offset of all junction boxes.

Redlines of full size construction plans will be acceptable.

Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation.

The Contractor shall present photographs and 35 mm negatives documenting the installation of all inductive loops.  The photos shall show the loops in place prior to covering with gravel and asphalt pavement.  The photographs shall include at least one view of each loop showing the conduit to the nearest junction box, and at least two overall views of each ATR installation showing placement of the inductive loops.  The photographs shall be 5" x 7" color prints, and shall be labeled with the identification of each loop as indicated on the plans (for example;  H1 - W1NLA).

D.	Test Results.  Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation.  Tests will be conducted in accordance with subsection 660-4.01, Installation Details.

Written (computer printout) results and copies of the electronic data files collected during performance of the WIM System acceptance test shall submitted to the MSCVE representative prior to acceptance of completion of the WIM system.

F.	Manuals.  The Contractor shall provide to the Project Engineer for transmittal to the MSCVE representative all installation, repair and operation manuals for all traffic volume, classification, weigh-in-motion and automated vehicle identification units.

G.	Materials.  The Contractor shall provide to the Project Engineer for transmittal to the MSCVE representative any and all epoxy grout remaining after installation.

669-4.01 METHOD OF MEASUREMENT.  The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder Installations as shown on the plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT.  The contract lump sum paid for the Automated Traffic Recorder installation at the location shown in the plans and bid schedule shall include full compensation for furnishing labor, materials (including backfill materials), tools, equipment and incidentals, Vendor Warranty and for doing the work involved in installing the Automated Traffic Recorder described in this Section, complete and in place, including concrete sawing and removal for scale pit and frame installations, concrete of scale vaults, AVI, DMS, poles, pole and cabinet foundations, and furnishing and installing drain pipes to complete the work as specified, with the following exceptions:

A.	Asphalt required will be paid for under Pay Item 401(1A) Asphalt Concrete, Type II, Class B.

B.	PCC pavement for in-road sensors will be paid for under Pay Item 514(1).

C.	Installation of wiring and service to the Load Center(s) will be paid for under the Utility Agreement for Electrical Service.  Installation of wiring and service to the Network Interface Device(s) (NIDs) will be paid for under the Utility Agreement for Telephone Service.

D.	Installation of electrical wiring from load center ”F” and communications conduits and wiring from the weigh station to ATR-H1, ATR-H2 and to the Road Weather Information System (RWIS) cabinet will be subsidiary to Pay Item 669(H-1) Automated Traffic Recorder H-1.

Excavation, load centers, as-built plans, the manufacturer's representative and acceptance testing required for these installations will not be paid for separately, but shall be considered subsidiary to the Automated Traffic Recorder Installations.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(H-1)	Automated Traffic Recorder, H-1	Lump Sum

669(H-2)	Automated Traffic Recorder, H-2	Lump Sum

SECTION 670

## TRAFFIC MARKINGS

## Special Provisions

670-3.01 CONSTRUCTION REQUIREMENTS. Under item 4 Methyl Methacrylate Pavement Markings, delete the last sentence in the first paragraph and substitute the following: Do not apply striping to the new asphalt until the asphalt has cured for the duration listed below and at the Engineer’s discretion.

Stone Mastic Asphalt Concrete	30 days

All others				15 days

Under item 4 Methyl Methacrylate Pavement Markings, delete the second paragraph and substitute the following: Apply Methyl Methacrylate marking material with truck mounted equipment designed and capable of properly mixing at the point and time of application according to the manufacturer’s recommendations.

Add the following under item 4. before the third paragraph: A film test stripe will be required at the beginning of each striping shift, and when there is a change in the asphalt type.  Additional film test stripes may be required at the Engineer’s discretion.   (7/28/99)R221M98

Under item 4. Methyl Methacrylate Pavement Markings, delete the first sentence in the fifth paragraph and substitute the following: Apply markings for lane lines, edge lines and centerlines at the thickness shown in the Plans.

Under item 4 Methyl Methacrylate Pavement Markings, delete the first sentence of the sixth paragraph and substitute the following: Apply transverse type pavement at the thickness shown in the Plans.

670-3.04 PAINT REMOVAL. Change the title of this subsection to "Pavement Markings Removal".

Replace the first sentence of the second paragraph with the following: Remove pavement markings to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement. Painting over existing striping does not meet the requirement for removal. Any method utilizing burning with an open flame shall not be used for the removal of pavement markings on the final paving lift.

670-3.06 TOLERENCES FOR LINE STRIPING. Replace criteria number two with the following:

- Width of Stripe. The width shall not vary more than ¼ inch in width in any 4.5 feet longitudinal run from the plan quantity. (12/15/00)R246M98

# SECTION 702

## ASPHALT MATERIALS

Special Provisions

702-2.01 ASPHALT CEMENTS. Add the following. Performance Graded Asphalt Binder shall conform to the requirements of AASHTO MP1 and the additional properties defined by AASHTO T-53 and ASTM D5801 assigned to each grade.

Performance Graded Asphalt Cement

PG 52-28		PG 58-28		PG 64-28

Softening Point

AASHTO T-53	(none)			120 °F			125°F

Toughness min.

ASTM D5801 	(none)			110 inch-lb.		110 inch-lb.

Tenacity min.

# ASTM D5801		(none)			75 inch-lb.		75 inch-lb.

(9/18/00)R244M98

## SECTION 703

## AGGREGATES

# Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

## TABLE 703-2

## AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 1 ½ inch | 100 |  |  |
| 1 inch | 70-100 | 100 | 100 |
| ¾ inch | 60-90 | 70-100 | 70-100 |
| 3/8 inch | 45-75 | 50-79 | 50-85 |
| No. 4 | 30-60 | 35-58 | 35-65 |
| No. 8 | 22-52 | 20-47 | 23-50 |
| No. 30 | 10-33 | 10-26 | 13-31 |
| No. 50 | 6-23 | 6-19 | 10-26 |
| No. 200 | 0-6 | 0-6 | 8-15 |

(2/28/00)R117M98

Special Provisions

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.

Coarse Aggregate. Add the following to the Table:

Percent Fracture for Type IV is 90% double face.

Blended Aggregate. Replace the last sentence with the following: Limit the fraction actually retained between any two consecutive sieves larger than the No. 100 to less than 2% of the total.

Add the following to Table 703-3.

SIEVE	GRADATION

Type IV

½”	100%

3/8”	80-95

#4	55-70

#8	35-50

#16	20-40

#30	15-30

#50	10-24

#100	5-15

#200	4-7

Add the following:

703-2.13 AGGREGATE FOR STONE MASTIC ASPHALT PAVEMENT

Coarse Aggregate (retained on the No. 4 sieve).  Crushed stone or crushed gravel consisting of sound, tough, durable rock of uniform quality.

Free from clay balls, vegetative matter or other deleterious matters.  Not coated with dirt or other finely divided mineral matter.  Meet the following requirements:

Property			Test Method		Requirement

Percent of Wear		AASHTO T 96	45 max.

Degradation			ATM T-13		30 min.

Percent Sodium Sulfate Loss	AASHTO T 104	9   max. (5 cycles)

Percent Fracture		ATM T-4

Double Face					90 min.

Flat & Elongated Particles	ATM T-9

3 to 1						25% max.

5 to 1						5%   max.

Absorption			AASHTO T 85	2%   max.

Fine Aggregate (passing the No. 4 sieve).  Meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness.  Consist entirely of 100 percent crushed aggregate and be non-plastic as determined by AASHTO T 90.

Mineral Filler.  Meet the requirements of AASHTO M 17 and have a plastic index not greater than 4 as determined by AASHTO T 90. Mineral filler shall be crushed unhydrated limestone (agricultural lime).

Blended Aggregate.  Blend the aggregate fractions to meet the grading requirements of Table 703-9 as determined by ATM T-7.

## TABLE 703-9

## STONE MASTIC ASPHALT CONCRETE AGGREGATE

Percent Passing by Weight

Sieve Designation			Requirement

¾ inch			100

½ inch			76-88

3/8 inch			57-70

No. 4				20-27

No. 8				17-23

No. 16			14-20

No. 30			12-17

No. 50			11-15

No. 100			10-14

No. 200			8-11

SECTION 712

## MISCELLANEOUS

## Special Provisions

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS. Add the following subsection:

2.	Performance Properties: Add the following:

k.	Adhesion: To Portland Cement, minimum 4,600,000 pounds per inch, to asphalt, dependent on tensile failure of the substrate.

(7/28/99)R221M98

APPENDIX A

EROSION AND SEDIMENT CONTROL PLAN

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX C

MATERIALS CERTIFICATION LIST