SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available as follows:

Copies for review and reproduction information for the computations and cross sections are available in the Plans Room, 4111 Aviation Avenue, Anchorage, (907) 266-1674.

Materials and Foundations Reports were prepared for this project, and are available in the Plans Room, 4111 Aviation Avenue, Anchorage, (907) 266-1674.

Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Regional Utilities Engineer, 4111 Aviation Avenue, Anchorage, (907) 266-1531.

Two Environmental Impact Statements and Environmental Reevaluations addressing concerns and environmental commitments have been approved and is available for review in the office of the Regional Environmental Coordinator, 4111 Aviation Drive, Anchorage, (907) 266-1508.

The data shown in the above are for information only.  It is expressly understood that the Department will not be responsible for any deduction, interpretation or conclusion drawn by the Bidder.  This material is made available so that the Bidder may have access to the same information as the Department.

All technical questions shall be directed to Mr. Gerry W. Kintz, Design Project Manager, 4111 Aviation Avenue, Anchorage, (907) 266-1540.  Normal office hours are 7:30 AM to 11:30 AM and 12:30 PM to 4:00 PM.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Special Provisions

101-1.27  Holidays.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

Add the following Subsections:

101-1.73  Non-Frost  Susceptible.  That material that contains 6 percent or less passing the No. 200 screen as determined by sieve analysis based upon minus 3-inch material.

101-1.74  Structural Section.  That section of the roadway consisting of classified Selected Material upon which the pavement structure is placed.

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph in its entirety.  (5/12/89)

Special Provisions

102-1.01 Qualification of Bidders.  Add the following:  The bidder, by signing the proposal and under penalty of perjury under the laws of the United States, certifies that, except as may be noted on the proposal, the bidding firm or any person associated therewith is not currently under suspension, debarment, voluntary exclusion, or determination of ineligibility by any federal agency; has not been suspended, debarred, voluntarily excluded or determined ineligible by any federal agency within the past 3 years; does not have a proposed debarment pending; and has not been indicted, convicted, or had a civil judgement rendered against (it) by a court of competent jurisdiction in any matter involving fraud or official misconduct within the past 3 years.

Exceptions to the above shall be noted by the bidder on the proposal or on an attachment thereto.

Exceptions will not necessarily result in denial of award, but will be considered in determining bidder responsibility.  For any exception noted, indicate to whom it applies, initiating agency, and dates of action.  Providing false information may result in criminal prosecution or administrative sanctions.  (3/18/88)

102-1.06   Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07   Non-Responsive Proposals.  Delete  numbered subsection 3 in its entirety and substitute the following:  3. If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a limit on the maximum gross amount of awards acceptable to any one bidder at any one bid letting, provided that any selection of awards will be made by the Department.

Standard Modifications

102-1.07  Non-Responsive Proposals.  Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)

102-1.12  Addenda Requirements.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Standard Modifications

103-1.01  Consideration of Proposals.  Add the following:  The apparent low bidder shall, within 5 working days following the bid opening, submit either a list of all firms with which the prime contractor intends to execute subcontracts for the performance of the contract or a statement that the bidder intends to perform the work without subcontractors.  The list shall include the name, business address, Alaska business license number and Contractor's registration number of each proposed subcontractor.

If the apparent low bidder fails to submit either a list of subcontractors or a statement that the bidder intends to perform the work without subcontractors, the apparent low bidder will be found not to be a responsible bidder and may be held to forfeit to the bid security.  The Department will then consider the next lowest bidder for the award of the contract.

If the apparent low bidder fails to list a subcontractor or lists more than one subcontractor for the same portion of work and the value of that work is in excess of one-half of one percent of the total bid, the bidder agrees that it shall be considered to have agreed to perform that portion of work without the use of a subcontractor and to have represented that the bidder is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this section by listing as a subcontractor another contractor who, in turn, sublets the majority of the work required under the contract, violates this section.

If a contract is awarded to a bidder who violates this section, the bidder agrees that the Contracting Officer may:

1.	cancel the contract without any damages accruing to the State; or

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18;

2.	files for bankruptcy or becomes insolvent;

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith;

4.	fails to obtain bonding;

5.	fails to obtain insurance acceptable to the State;

6.	fails to perform the contract with the bidder involving work for which the subcontractor was listed;

7.	must be substituted in order for the prime contractor to satisfy required State and Federal affirmative action requirements;

8.	refuses to agree or abide with the bidder's labor agreement; or

9.	is determined by the Contracting Officer not to be  responsible. (5/12/89)

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02 Changes.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)

Special Provisions

104-1.02  Changes.  Delete the first three paragraphs and substitute the following:  The Engineer reserves the right to make, in writing, at any time during the work, such changes in quantities and such alterations in the work as are necessary to satisfactorily complete the project.  Such changes in quantities and alterations shall not invalidate the contract nor release the surety, and the Contractor agrees to perform the work as altered.

If the alterations or changes in quantities significantly change the character of the work under the contract, whether or not changed by any such different quantities or alterations, an adjustment, excluding loss of anticipated profits, will be made to the contract.  The basis for the adjustment shall be agreed upon prior to the performance of the work.  If a basis cannot be agreed upon,then an adjustment will be made either for or against the Contractor in such amount as the Engineer may determine to be fair and equitable.

If the alterations or changes in quantities do not significantly change the character of the work to be performed under the contract, the altered work will be paid for as provided elsewhere in the contract.

The term "significant change" shall be construed to apply only to the following circumstances:

1.	When the character of the work as altered differs materially in kind or nature from that involved or included in the original proposed construction, or

2.	When a major item of work, as defined elsewhere in the contract, is increased in excess of 125 percent or decreased below 75 percent of the original contract quantity.  Any allowance for an increase in quantity shall apply only to that portion in excess of 125 percent of original contract item quantity, or in case of a decrease below 75 percent, to the actual amount of work performed.  (4/13/89)

104-1.02  Changes.  Add the following:  Due to the complexity of developing the Environmental document, social issues to neighborhoods, commitments to resource agencies, acquisition of rights of way, and the integration of such into plans and specifications, no value engineering proposals will be considered for this project.

104-1.03  Differing Site Conditions.  Delete in its entirety and substitute the following:  During the progress of the work, if subsurface or latent physical conditions are encountered at the site differing materially from those indicated in the contract or if unknown physical conditions of an unusual nature, differing materially from those ordinarily encountered and generally recognized as inherent in the work provided for in the contract, are encountered at the site, the party discovering such conditions shall promptly notify the other party in writing of the specific differing conditions before they are disturbed and before the affected work is performed.

Upon written notification, the Engineer will investigate the conditions, and if he determines that the conditions materially differ and cause an increase of decrease in the cost of time required for the performance of any work under the contract, an adjustment, excluding loss of anticipated profits, will be made and the contract modified in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment which results in a benefit to the Contractor will be allowed unless the Contractor has provided the required written notice.  (4/13/89)

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may  inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract including cost or pricing data submitted under Subsection 104-1.02, Alteration of Plans or Work.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.  (5/12/89)

Special Provisions

105-1.04   Coordination of Plans, Specifications and Special Provisions.  Add the following:  Although the plans detail certain retaining wall designs, the Contractor is encouraged to investigate alternative designs which may be acceptable.  Limiting factors may include design life, geotechnical criteria, Right-of-Way availability, maintenance of traffic, utility interference, aesthetics, etc.  Alternative designs shall equal or exceed the performance and design intent of the wall shown on the plans.  No gabions or similar wire walls will be allowed.  Alternatives shall be submitted to the Engineer within 30 days of receipt of Notice-to-Proceed for approval.  The Contractor must still bid the designs shown on the drawings.

105-1.06   Cooperation With Utilities.  Add the following:  The Contractor shall request locates from all the Utilities having facilities in the area.  Their telephone numbers are as follows:

Anchorage Telephone Utility               564-1555

Anchorage Water and Wastewater Utility    564-2762

Chugach Electric Association              562-2278

DOT/PF Maintenance & Operations           333-2411

ENSTAR Natural Gas Company                264-3740

Sonic Cable Television                    562-3133

Municipal Light and Power                 263-5441

Municipal Traffic Operations              786-8355

All existing utilities shall remain in service until the new utilities are installed and put into service.

Storm drains, signal interconnect conduits, and electrolier foundations with conduits along Raspberry Road shall be installed concurrently with the utility systems.  Whenever possible, laterals shall be doubled-up in the roadway crossings.  It is also anticipated that some utilities will require shoring or a digging boat for installation when adjacent to the edge of the Right-of-Way or the roadway.

A utility inspector will be on the project for all duct system installations.  His instructions will be relayed though the Engineer, and appropriate action by the Contractor will be required.

There are various utility appurtenances located within the project limits.  The Contractor is required to cooperate with the utilities to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Prior to the relocation of the utility's facilities, construction stakes by the Contractor in the areas of utility conflicts may be required.  The Utility requesting the stakes, through the Engineer, shall be given two (2) weeks advance notice when the area will be staked.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  Also, the Utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

The Contractor shall coordinate his work schedule with the utilities so various utility facilities within the project limits can be adjusted or relocated.

Electrical Cable Damage

If a cable is damaged and requires splicing, the first will be repaired by the Utility with the party causing the damage paying the repair costs.

If the cable is damaged a second time, the cable will be replaced between junction points.  The party causing the damage shall pay for replacing the cable.

ANCHORAGE TELEPHONE UTILITY

Northwood south of Raspberry, ATU will be installing an underground cable along the west right of way between stations "NW" 12+50 to 18+50.  This cable will replace the existing aerial cable and shall be operational before the existing aerial cable is removed.

CHUGACH ELECTRIC ASSOCIATION

The existing transmission circuits left, and ahead of Station 75+00 will remain in operation during the project and will be relocated or adjusted as required by Chugach during the project.

All buried electrical facilities contacted or exposed by the Contractor shall be handled by Chugach.  See Section 681, Private Electrical Power Relocation for more information.

ENSTAR NATURAL GAS COMPANY

Enstar will be installing new gas line along the right side of Raspberry Road between Carline Street and Interstate Street and the existing gas line will be maintained until this work is complete.

Due to the magnitude of the job, particularly the Enstar proposed line along Raspberry Road, Enstar crews require the Contractor(s) to allow an uninterrupted work schedule.

A fifteen (15) day period following Enstar's receipt of their Notice to Proceed with the relocation and new installation is required for crew scheduling.  This relocation and new installation will be accomplished in conjunction with the highway construction.

A cathodic protection area sweep is required after all underground work has been completed and before paving begins.  The sweep will take two (2) days to perform and will require three (3) working days notice to Enstar prior to performing the work.  If any underground contacts are detected, additional time will be required to perform repairs.

ANCHORAGE WATER AND WASTEWATER UTILITY

A water lateral will be placed at Raspberry Station 80+77 (See AWWU plans)

All AWWU construction is a part of the construction contract except that AWWU crews will make the live tap for the Lateral at "RASP" 80+77 RT.

105-1.07  Cooperation Between Contractors  Add the following:  A project to upgrade Raspberry Road and Jewel Lake Road is currently proposed and construction activities may be conducted concurrently with this contract.  Should this occur, the Contractor should anticipate delays or access restrictions for vehicles travelling along Jewel Lake Road or Raspberry Road.

105-1.12  Load Restrictions.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the

"Administrative Permit Manual", and Title 17, Chapter 25 of the Alaska Administrative Code for vehicles travelling with the general public, unless allowed for use by an approved Traffic Control Plan.  (2/7/89)

Delete the second paragraph in its entirety and substitute the following:

The load restrictions set forth above apply to all bridges, base courses, and surface course that are scheduled to be a part of the finished work.

Overload permits may be obtained for the purpose of transporting individual precast prestressed concrete girder sections over the highway between the Port of Anchorage and the job site.  No overload may cross the Ship Creek Bridge, Bridge No. 417.  Any permit will be subject to the following limitations:

Maximum Single Axle Load                30,000 lbs.

Maximum Tandem Axle Load                50,000 lbs.

Maximum Triple Axle Load                70,000 lbs.

Maximum Four Axle Load                  90,000 lbs.

Minimum Spacing of Axle Groups          20 ft. c.to c.

axle groups

Minimum Spacing within Group            4 ft. c. to c.                                             axles

Maximum Vehicle Speed on any Structure  3 mph

The maximum axle loads tabulated above are applicable to hauling equipment with fixed axles only; variable load suspension (VLS) axles shall not be considered part of an axle group for purpose of this specification.

Vehicle shall cross structures at a constant speed with load centered on roadway and no shifting of gears.  Whenever the load exceeds 80,000 lbs., the vehicle shall be preceded by a walking flagman when crossing structures.

This overload allowance shall not apply to the transportation of construction materials other than precast prestressed concrete or steel girder sections.

All overload permits are subject to seasonal load restrictions.

Routing shall be as prescribed by the permit officer, 1-(800)478-7636 or (907)345-7750.

Alternate axle configurations and loading which may reduce the overload movement restrictions and conditions are subject to individual analysis.

105-1.13  Maintenance During Construction.  Add the following:  During the construction season and prior to winter shutdowns, the Contractor shall monitor and clean all storm drain sumps and petroleum separator manholes.  This monitoring and maintenance of the systems effectiveness will not be paid for directly but will be considered a required responsibility of the Contractor under Sections 603, Culverts and Storm Drains, and 604, Manholes, Inlets and Catch Basins.

Standard Modifications

105-1.15  Project Completion.  In the third paragraph, insert the following immediately after "maintenance responsibilities":  ", with the exception of further requirements as specified under Subsection 618-3.04, Maintenance of Seeded Areas,".  (5/12/89)

105-1.17  Claims for Adjustments and Disputes.  Add the following after the ninth paragraph:  The Contractor shall certify that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.  (5/12/89)

Special Provisions

105-1.17 Claims for Adjustment and Disputes.  Add the following:  Legal actions will be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/29/87)

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel products which are to be incorporated into the work shall be produced in the United States except that minor amounts of steel products of foreign manufacture may be used provided the aggregate cost of such materials used does not exceed one tenth of one percent (0.1 percent) of the total contract cost, or $2500, whichever is greater.  A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel products into the project.  (11/9/84)

106-1.02  Local Material Sources.  General.  Add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made. (2/7/89)

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (2/10/88)

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.01  Laws to be Observed.  Add the following:  Specific Equal Employment Opportunity Responsibilities of Federal-Aid Construction Contractors.

1.	General

a.	Equal employment opportunity requirements not to discriminate and to take affirmative action to assure equal employment opportunity as required by Executive Order 11246 and Executive Order 11375 are set forth in Required Contract Provisions (Form 25D-55) and these Special Provisions which are imposed pursuant to Section 140 of Title 23, U.S.C., as established by Section 22 of the Federal-Aid Highway Act of 1968.  The requirements set forth in these Special Provisions shall constitute the specific affirmative action requirements for project activities under this contract and supplement the equal employment opportunity requirements set forth in the Required Contract Provisions.

b.	The Contractor will work with the State highway agencies and the Federal Government in carrying out equal employment opportunity obligations and in their review of his/her activities under the contract.

c.	The Contractor and all his/her subcontractors holding subcontracts not including material suppliers, of $10,000 or more, will comply with the following minimum specific requirement activities of equal employment opportunity: (The equal employment opportunity requirements of Executive Order 11246, as set forth in Volume 6, Chapter 4, Section 1, Subsection 1 of the Federal-Aid Highway Program Manual, are applicable to material suppliers as well as contractors and subcontractors.)  The Contractor will include these requirements in every subcontract of $10,000 or more with such modification of language as is necessary to make them binding on the subcontractor.

2.	Equal Employment Opportunity Policy.

The contractor will accept as his operating policy the following statement which is designed to further the provision of equal employment opportunity to all persons without regard to their race, color, religion, sex, or national origin, and to promote the full realization of equal employment opportunity through a positive continuing program:

It is the policy of this Company to assure that applicants are employed, and that employees are treated during employment, without regard to their race, religion, sex, color, or national origin.  Such action shall include:  employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship, preapprentice-ship and/or on-the-job training.

3.	Equal Employment Opportunity Officer

The contractor will designate and make known to the State highway agency contracting officers and equal employment opportunity officer (hereinafter referred to as the EEO Officer) who will have the responsibility for and must be capable of effectively administering and promoting an active contractor program of equal employment opportunity and who must be assigned adequate authority and responsibility to do so.

4.	Dissemination of Policy

a.	All members of the contractor's staff who are authorized to hire, supervise, promote, and discharge employees, or who recommend such action, or who are substantially involved in such action, will be made fully cognizant of, and will implement, the contractor's equal employment opportunity policy and contractual responsibilities to provide equal employment opportunity in each grade and classification of employment.  To ensure that the above agreement will be met, the following actions will be taken as a minimum:

(1)	Periodic meetings of supervisory and personnel office employees will be conducted before the start of work and then not less often than once every six months, at which time the contractor's equal employment opportunity policy and its implementation will be reviewed and explained.  The meetings will be conducted by the EEO Officer or other knowledgeable company official.

(2)	All new supervisory or personnel office employees will be given a thorough indoctrination by the EEO Officer or other knowledgeable company official covering all major aspects of the contractor's equal employment opportunity obligations within thirty days following their reporting for duty with the contractor.

(3)	All personnel who are engaged in direct recruitment for the project will be instructed by the EEO Officer or appropriate company official in the contractor's procedures for locating and hiring minority group employees.

b.	In order to make the contractor's equal employment opportunity policy known to all employees, prospective employees and potential sources of employees, i.e., schools, employment agencies, labor unions (where appropriate), college placement officers, etc., the contractor will take the following actions:

(1)	Notices and posters setting forth the contractor's equal employment opportunity policy will be placed in areas readily accessible to employees, applicants for employment and potential employees.

(2)	The contractor's equal employment opportunity policy and the procedures to implement such policy will be brought to the attention of employees by means of meetings, employee handbooks, or other appropriate means.

5.	Recruitment

a.	When advertising for employees, the contractor will include in all advertisements for employees the notation:  "An Equal Opportunity Employer."  All such adver-tisements will be published in newspapers or other publications having a large circulation among minority groups in the area form which the project work force would normally be derived.

b.	The contractor will, unless precluded by a valid bargaining agreement, conduct systematic and direct recruitment through public and private employee referral sources likely to yield qualified minority group applicants, including, but not limited to, State employment agencies, schools, colleges and minority group organizations.  To meet this requirement, the contractor will, through his EEO Officer, identify sources of potential minority group employees, and establish with such identified sources procedures whereby minority group applicants may be referred to the contractor for employment consideration.

In the event the contractor has a valid bargaining agreement providing for exclusive hiring hall referrals, he is expected to observe the provisions of that agreement to the extent that the system permits the contractor's compliance with equal employment opportunity contract provisions.  (The U.S. Department of Labor has held that where implementation of such agreements have the effect of discriminating against minorities or women, or obligates the contractor to do the same, such implementation violates Executive Order 11246, as amended.)

c.	The contractor will encourage his present employees to refer minority group applicants for employment by posting appropriate notices or bulletins in areas accessible to all such employees.  In addition, information and procedures with regard to referring minority group applicants will be discussed with employees.

6.	Personnel Actions

Wages, working conditions, and employee benefits shall be established and administered, and personnel actions of every type, including hiring, upgrading, promotion, transfer, demotion, layoff, and termination, shall be taken without regard to race, color, religion, sex, or national origin.  The following procedures shall be followed:

a.	The contractor will conduct periodic inspections of project sites to insure that working conditions and employee facilities do not indicate discriminatory treatment of project site personnel.

b.	The contractor will periodically evaluate the spread of wages paid within each classification to determine any evidence of discriminatory wage practices.

c.	The contractor will periodically review selected personnel actions in depth to determine whether there is evidence of discrimination.  Where evidence is found, the contractor will promptly take corrective action.  If the review indicates that the discrimination may extend beyond the actions reviewed, such corrective action shall include all affected persons.

d.	The contractor will promptly investigate all complaints of alleged discrimination made to the contractor in connection with his obligations under this contract, will attempt to resolve such complaints, and will take appropriate corrective action within a reasonable time.  If the investigation indicates that the discrimination may affect persons other than the complainant, such corrective action shall include such other persons.  Upon completion of each investigation, the contractor will inform every complainant of all of his avenues of appeal.

7.	Training and Promotion

a.	The contractor will assist in locating, qualifying, and increasing the skills of minority group and women employees, and applicants for employment.

b.	Consistent with the contractor's work force requirements and as permissible under Federal and State regulations, the contractor shall make full use of training programs, i.e., apprenticeship, and on-the-job training programs for the geographical area of contract performance.  Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.  In the event the Training Special Provision is provided under this contract, this subparagraph will be superseded as indicated.

c.	The contractor will advise employees and applicants for employment of available training programs and entrance requirements for each.

d.	The contractor will periodically review the training and promotion potential of minority group and women employees and will encourage eligible employees to apply for such training and promotion.

8.	Unions

If the contractor relies in whole or in part upon unions as a source of employees, the contractor will use his/her best efforts to obtain the cooperation of such unions to increase opportunities for minority groups and women within the unions, and to effect referrals by such unions of minority and female employees.  Actions by the contractor either directly or through a contractor's association acting as agent will include the procedures set forth below:

a.	The contractor will use best efforts to develop, in cooperation with the unions, joint training programs aimed toward qualifying more minority group members and women for membership in the unions and increasing the skills of minority group employees and women so that they may qualify for higher paying employment.

b.	The contractor will use best efforts to incorporate an equal employment opportunity clause into each union agreement to the end that such union will be contractually bound to refer applicants without regard to their race, color, religion, sex, or national origin.

c.	The contractor is to obtain information as to the referral practices and policies of the labor union except that the extent such information is within the exclusive possession of the labor union and such labor union refuses to furnish such information to the contractor, the contractor shall so certify to the State highway department and shall set forth what efforts have been made to obtain such information.

d.	In the event the union is unable to provide the contractor with a reasonable flow of minority and women referrals within the time limit set forth in the collective bargaining agreement, the contractor will, through independent recruitment efforts, fill the employment vacancies without regard to race, color, religion, sex, or national origin, making full efforts to obtain qualified and/or qualifiable minority group persons and women.  (The U.S. Department of Labor has held that it shall be no excuse that the union with which the contractor has a collective bargaining agreement providing for exclusive referral failed to refer minority employees.)  In the event the union referral practice prevents the contractor from meeting the obligations pursuant to Executive Order 11246, as amended, and these special provisions, such contractor shall immediately notify the State highway agency.

9.	Subcontracting

a.	The contractor will use his best efforts to solicit bids from and to utilize minority group subcontractors or subcontractors with meaningful minority group and female representation among their employees.  Contractors shall obtain lists of minority-owned construction firms from State highway agency personnel.

b.	The contractor will use his best efforts to ensure subcontractor compliance with their equal employment opportunity obligations.

10.	Records and Reports

a.	The contractor will keep such records as are necessary to determine compliance with the contractor's equal employment opportunity obligations.  The records kept by the contractor will be designed to indicate:

(1)	the number of minority and nonminority group members and women employed in each work classification on the project,

(2)	the progress and efforts being made in cooperation with unions to increase employment opportunities for minorities and women (applicable only to contractors who rely in whole or in part on unions as a source of their work force),

(3)	the progress and efforts being made in locating, hiring, training, qualifying, and upgrading minority and female employees, and

(4)	the progress and efforts being made in securing the services of minority group subcontractors or subcontractors with meaningful minority and female representation among their employees.

b.	All such records must be retained for a period of three years following completion of the contract work and shall be available at reasonable times and places for inspection by authorized representatives of the State highway agency and the Federal Highway Administration.

c.	The contractors will submit an annual report to the State highway agency each July for the duration of the project, indicating the number of minority, women, and non-minority group employees currently engaged in each work classification required by the contract work.  This information is to be reported on Form PR 1391.  If on-the-job training is being required by "Training Special Provision", the contractor will be required to furnish State of Alaska Form 25A-312.  (4/8/83)

107-1.11  Protection and Restoration of Property and Landscape.  Add or modify this subsection as follows:  Any publically owned park, recreation area, refuge or historical site cannot be used for any purpose unless specifically permitted by the contract.

Prior to May 1, the Contractor shall construct a silt fence along Raspberry Road from Sta 74 to EOP, both sides, and along Minnesota Drive from BOP to EOP, both sides.  This silt fence shall remain in place for the entire contract unless otherwise directed by the Engineer.  See Section 641, Temporary Erosion and Pollution Control for silt fence requirements.

Raspberry Road parallels the Connors Bog Recreation Area and associated wetlands from Sta 76 to 92 Lt.  The Contractor is instructed that no work, trespass, stockpiling, staging or parking will be allowed in this area except as expressly detailed below.

While working adjacent to the Bog, the Contractor shall take ameliorative measures, and adhere to the following requirements:

1.	Before commencing any work in the Bog, the Contractor shall submit a detailed Work and Erosion Control Plan describing all anticipated steps to complete that phase of the work.  Each plan shall be submitted at least fourteen days prior to the start of each phase.

When working near designated wetlands the Contractor shall not fill or operate equipment outside the design slope limits.  The Engineer will determine what specific areas are wetlands.

2.	Applicable State water quality standards as specified in the regulations of the Department of Environmental Conservation (18 AAC 70.010-110) shall be maintained at all times.

Standard Modifications

107-1.13  Responsibility for Damage Claims.  In the first sentence, change "claims or actions for injuries" to read "claims, actions or liabilities for injuries".  (5/12/89)

107-1.16  Contractor's Responsibility for Utility Property and Service.  In the last sentence of the third paragraph delete  "...by the local fire authority."

Special Provisions

107-1.16  Contractor's Responsibility for Utility Property and Service.  Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning Utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the Utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The Utility mislocates the facility in the field by more than 2.5-feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the Utility.

107-1.21  Permits.  Add the following Subsection:  The following permits have been received on the Contractors behalf by the Department:

A.	Department of U.S. Army Corps. of Engineers Permit No. N-790304, Campbell Creek 1, dated June 26, 1989.  The permit authorizes the following activities:

1.	Placement of approximately 212,800 cubic yards of fill material into 1.5 acres of preservation wetlands and 10 acres of developable wetlands.  No fill shall be placed beyond the design slope.  The stockpiling of material in wetlands will not be permitted.

B.	Department of Environmental Conservation Water Quality Certification dated March 13, 1989. The following stipulations shall apply:

1.	All waste excavation shall be disposed of at an upland site in such a manner as to prevent erosion into any natural body of water.

2.	Precautions shall be taken to filter out suspended sediments for all construction related wastewater prior to direct or indirect discharge into any natural body of water.

C.	Federal Aviation Administration Highway/Airport Clearance dated October 3, 1989.

The Contractor shall be responsible for conducting all operations in compliance with Anchorage Municipal Code 15.70 (Noise).  If the Contractor can not conform with the restrictions of this Code, it is his responsibility to obtain a Noise Permit authorizing the nonconformance.  Application for  this Permit can be made through the  Municipality of Anchorage, Health and Human Services Division, 825 "L" Street, Anchorage, Alaska, (907)343-4200.

The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  Copies of the permits are attached to these specifications in Appendix A.  The Engineer will have copies of the permits posted in the project office.

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Add the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License.

2.	Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the contract.  These criteria are:  (1) the owner-operator's right to control the manner in which the work is to be performed;  (2) the owner-operator's opportunity for profit or loss depending upon their managerial skill;  (3) the owner-operator's investment in equipment or materials required for their task, or the employment of helpers;  (4) whether the service rendered requires a special skill;  (5) the degree of permanence of the working relationship;  (6) whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each truck driver that identifies the truck driver as either an employee or owner-operator.  The placard for owner-operators shall identify both the truck driver and the vehicle.  The placard shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

Standard Modifications

108-1.03 Prosecution and Progress.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words " a progress schedule".  (5/12/89)

Special Provisions

108-1.03  Prosecution and Progress.  Add the following:  The construction of this project will be planned and recorded with a conventional Critical Path Method (CPM) schedule.  The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, vendors, and suppliers.

1.	Preparation of Initial Schedule.

At the preconstruction conference, the Contractor shall submit for the Engineer's approval a detailed initial Progress Work Schedule in the activity on arrow format.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project or any milestone shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed schedule are required, the Contractor shall do so promptly.  The schedule must be finalized within 60 days of the Notice to Proceed.  Failure to finalize the schedule by that date will result in withholding all further contract payments until the schedule is finalized.

2.	Schedule Requirements.

All activity on arrow diagrams shall include:

1.	Activity nodes

2.	Activity Description

3.	Activity Duration

The activity on arrow diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and approvals and fabrication and delivery activities.  All network "dummies" are to be shown on the diagram.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

The Contractor shall also provide the following information: work days per week, holidays, number of shifts per day, number of hours per shift, and major equipment to be used.

3.	60 - Day Preliminary Schedule.

Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer's approval of a 60-day preliminary schedule.  This schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates And Progress Payments.

Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the Progress Work Schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.

The Contractor will revise activity on arrow diagrams for the following: resource availability, delay in completion of any critical activity; actual prosecution of the work which is, as determined by the Engineer, significantly different than that represented on the schedule; or the addition, deletion, or revision of activities required by contract modification.  The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

The principals involved and terms used in this section are as set forth in the Associated General Contractors of America publication, "The Use of CPM in Construction, A Manual for General Contractors and the Construction Industry", Copyright 1976.

In addition to the CPM Progress Work Schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail work activities, manpower involved by trade, work hours, equipment involved and the location of the work to be performed.

After approval of the Progress Schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.  State representatives may be attending meetings, community council meetings, throughout the Region, and it is expected that the spokesperson will accompany them to assist by briefly describing, and answering questions about the Contractor's work and time schedules.  (9/1/89)

No separate payment for the CPM work schedule, two week work plans or spokesperson will be made.

108-1.05  Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer. (5/2/88)

108-1.06  Determination and Extension of Contract Time.  Add the following:

4.	Suspensions of Work Ordered by the Engineer.  If the performance of all or any portion of the work is suspended or delayed by the Engineer in writing for an unreasonable period of time (not originally anticipated, customary, or inherent to the construction industry) and the Contractor believes that additional compensation and/or contract time is due as a result of such suspension or delay, the Contractor shall submit to the Engineer in writing, a request for adjustment within 7 calendar days of receipt of the notice to resume work.  The request shall set forth the reasons and support for such adjustment.

Upon receipt, the Engineer will evaluate the Contractor's request.  If the Engineer agrees that the cost and/or time required for the performance of the contract has increased as a result of such suspension and the suspension was caused by conditions beyond the control of and not the fault of the Contractor, its suppliers, or subcontractors at any approved tier, and not caused by weather, the Engineer will make an adjustment (excluding profit) and modify the contract in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment will be allowed unless the Contractor has submitted the request for adjustment within the time prescribed.

No contract adjustment will be allowed under this clause to the extent that performance would have been suspended or delayed by any other cause, or for which an adjustment is provided for or excluded under any other term or condition of this contract.  (4/13/89)

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  General.  Add the following:  When more than one variety of material or work item is specified for a single pay item number, letter or numeric suffixes will be included within the parenthesis to differentiate the types.

109-1.04  Compensation for Altered Quantities.  In the third indented subparagraph, delete the following:    ", except that the total payment for the item shall not exceed 75 percent of the total amount bid for the item".  (4/13/89)

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.

Add the following:

9.	Hourly Rate Basis (Equipment Rental).

GENERAL

Scope  Under this subsection, the Contractor shall furnish fully operated equipment, tools, materials, and laborers required in the performance of the work on the project as specifically directed by the Engineer.  The work is to be performed and paid for on an hourly rate basis.

All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

General Requirements  The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

Equipment  In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications. Alterations of blowers, rack settings, or other modifications will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

CONSTRUCTION REQUIREMENTS

General  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.  Operators of equipment and all personnel shall be conscientious and skilled in their duties.

Timing and Sequence of Operations  The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instructions of the Engineer.  The pay time will not include idle periods, and no payment will be made  for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, or travel time between projects will not be authorized for payment.

The pertinent contract bid price per hour for the equipment shown in the Bid Schedule shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  The furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle the Contractor to any extra compensation.  Deviation from estimated quantities is normal and will not be considered as a basis for change in unit prices.

This project shall utilize a crawler-tractor with wide pads and hydraulic angle and tilt blade, and a minimum factory rating of 65 horsepower.  Payment for dozer hours shall be made only at the written direction of the Engineer for landscape shaping to an aesthetically pleasing appearance on various parts of the project after the waste material has been placed to the lines shown on the plans or as directed, and prior to seeding.

109-1.07  Payment For Materials on Hand.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Anchorage, Alaska only.

109-5.01  Basis of Payment.  Add the following subsection:  Payment will be made under:

Pay Item No.      Pay Item          Pay Unit

109(8)         Wide Pad Dozer,         Hour

65-HP Minimum

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provision

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, CFR (Code of Federal Regulations), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  Interpretation.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03.3 for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Goal in order to be eligible for award of this contract.

120-3.01  Determination of Compliance.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that ALL of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02, Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, ALL of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02, Good Faith Effort.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Goal those monies allowed by the Engineer in Subsection 120-3.03. paragraph No. 4, as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under Subsection 120-5.01, Basis of Payment.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100 percent.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01 until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per Subsection 120-3.03, Paragraph No. 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

Payment or Deduction will be made under:

Pay Item No.        Pay Item         Pay Unit

120(1)        DBE Adjustment   Contingent Sum

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-2.01  General.  Add the following:  No burning or burying of cleared materials will be allowed on the project.

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 Description.  Add the following:  This work shall also include the removal of fences, removal of gas pipe, ground water well abandonment and removal of septic system.

202-2.01  General.  Add the following:  All fences designated by the Engineer shall be carefully removed to the Right-of-Way limit, or to the end of the span beyond the Right-of-Way limit. These materials belong to the property owners, and shall be salvaged and stacked neatly in their yards.

The removal and obliteration of the remaining building foundation shall be completed, including but not limited to, the removal of any fuel  tanks,  utility lines, the filling in of the remaining depressions and the final grading to natural and pleasing contours.

The removal of septic systems and removal or abandonment of wells shall be accomplished in a manner consistent with Alaska Department of Environmental Conservation regulations.

202-2.03  Removal of Pipe.  Add the following:  During project construction, ENSTAR Natural Gas Company will abandon existing gas pipelines.  Contractor shall follow the procedures given in Subsection 105-1.06, Cooperation With Utilities, when working around gas pipelines until they have been abandoned.  Once the pipelines are abandoned, Contractor shall remove all those abandoned within the Right-of-Way, in conflict with the embankment construction,  and dispose of the pipes off the project limits.

202-2.04  Removal of Pavement, Sidewalks, Curbs, Etc.  Add the following:  This work shall also include asphalt curbs designated for removal.

202-3.01  Method of Measurement.  Add the following:  The eradication of the remaining building foundation will not be measured, but the Engineers approval of the completed work will be accepted for Lump Sum Payment under Item 202(1), Removal of Structures and Obstructions.

Removal of fence will be measured by the linear foot for the actual amount of fence taken down, disposed or delivered to the owner, regardless of the type or height.

Removal of gas pipe will be measured by the linear foot of pipe, regardless of size, that is  removed and shall include all labor, materials and equipment required to remove and dispose of the pipes.

202-4.01  Basis of Payment.  Add the following pay items:

Pay Item No.       Pay Item             Pay Unit

202(12)      Removal of Fence        Linear Foot

202(16)     Removal of Gas Pipe      Linear Foot

202(23) Ground Water Well Abandonment    Each

202(24)   Removal of Septic System       Each

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  Description.  Add the following:   Work under this section shall include the installation of settlement platforms at locations shown on the plans or as directed by the Engineer.

Pathway linear grading shall include all the preparation and excavation necessary to construct a pathway or sidewalk when they are separated from the face of curb by more than 4 feet as shown on the plans, or as field located by the Engineer.

Pole shoring will include all work required to maintain utility poles in a safe and serviceable condition during excavation and backfill operations, the subsequent removal of any shoring required, and then the backfill and compaction of the void after extraction.

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A, B or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B or C, respectively.  (5/12/89)

Special Provisions

203-3.01  General.  Add the following to the eighth paragraph:  Waste disposal inside the Southeast Loop Ramp and between northbound Minnesota Drive and the Southeast Ramp shall be staged around construction of the Southeast Loop Ramp and the Southeast Ramp.

Construction limitations for this area are as follows:

One week after completion of the initial 4-foot lift for the Southeast Loop Ramp and the Southeast Ramp, an initial 4-foot lift of waste may be placed in the designated waste areas.  Wait for a period of 2 weeks before additional waste is brought in.  Additional waste may be brought in at a rate of 2-feet every 2 weeks.

The waste height shall not exceed the height of the ramps at any time.

203-3.02  Embankment Construction:  Add the following:  The existing berm of material along Minnesota east of the existing Minnesota alignment from approximate Sta M 292+00 to M 328+00 shall be accepted in place as Selected Material, Type B.  All material excavated from this area shall be used for muck excavation backfill unless otherwise directed by the Engineer.  The excavated material will not be paid for as borrow, but will be measured and paid for as common excavation.

Common excavation from the project will be used on the project.  If the Contractor stockpiles the material, payment will be made only for the initial excavation.  If stockpiling the material is required by construction sequencing or embankment/surcharge loading rate restrictions, no additional payment will be made for later handling or use of this material.

Except as noted on the plans, minimum excavation for Raspberry Road from Sta  R 77+00 ahead, Minnesota Drive, and all Minnesota ramps over existing roadway embankments shall be to the bottom of Selected Material, Type A layer shown on the typical sections.  These are areas of previous muck excavation or surcharge.

Winter embankment construction of surcharge areas will be allowed if the initial lift is placed prior to the ground freezing.  It is estimated the peat will not complete thawing until July 1.

Muck to surcharge transitions shall be constructed prior to placement of the initial embankment lift in areas to be surcharged.

Settlement platform readings shall be taken before and after placement of the initial lift; before and after each additional lift; 10 days after completing construction of the surcharge; and prior to removal of the surcharge.

Construction of the initial borrow lift shall be accomplished by end-dumping the borrow over the end of the advancing embankment and spreading with a single dozer not exceeding 50,000 pounds total weight.  The end-dump trucks shall be limited to a maximum total loaded weight of 45,000 pounds.

The final surcharge height shall be based upon design elevation and not construction grade stakes.  The surcharge shall be profiled after completion to verify that it is at design elevation.

203-3.03  Construction of Embankment with Moisture and Density Control.  Add the following to the second paragraph:  All approach embankments within 20-feet of a bridge abutment shall be compacted full width to not less than 100 percent of the maximum density.

Vibratory compactors will not be allowed  on the project west of Raspberry Road Sta 82+00.

203-3.05  Pole Shoring.  Add the following subsection:  Pole shoring will be required of the Contractor prior to any excavation within 10 feet of a utility pole.  This shoring may be provided by a line truck, or require one, two  or three steel H piles to be driven along the side of each pole to a  minimum depth of 20 feet below the deepest excavation or to refusal.

The shoring pile shall be HP 10 x 42 steel piles of the required length.  The minimum friction bearing capacity for each member shall be 10 tons.  The Contractor shall maintain a record of equipment and field measurements to insure the required bearing strength.  Attachment of the pole to the shoring pile shall be with 4 x 3/16-inch galvanized steel bands at two locations above grade.  Wood wedge spacers shall be installed between the pole and the H-pile.

As soon as the Contractor has determined the method, extent and scheduling of excavation around all poles within the project, but no later than 30 days after receipt of Notice-to-Proceed, he shall schedule a field meeting with the Engineer and owning Utility.  The Utility will determine the number of poles to be shored with a line truck, one pile, two piles,  or with three equally space piles based upon the Contractors intended operation.  These poles will then be marked, and the Contractor shall provide the appropriate shoring after 24 hour written notification to the Utility.  If for any reason the Contractor changes his operations to further jeopardize the pole, he will be required to provide three piles at no delay and with no additional payment.   All pole shoring work shall be either accomplished by, or under the direction of a licensed electrical Contractor licensed by the State of Alaska.

After backfilling around the poles and the aerial system is retired, the Contractor shall remove the support piling.  He may either remove the steel shoring in total, or he may cut it at the bottom of Selected Material, Type A.  Backfill and compaction shall be in accordance with this Section.  The shoring shall become the property of the Contractor.

203-4.01  Method of Measurement.  Delete the sixth paragraph in its entirety and substitute the following:  Obliteration of roadway will be measured by the square yard of obliteration in accordance with the requirements of Section 109, Measurement and Payment.

Add the following:  No deduction from the excavation quantities will be made for pavement removed under Item 202(2), Removal of Pavement.

Measurement for the pathway/sidewalk linear grading will be along the center of the facility when constructed as stated above.

The construction and maintenance of settlement platforms will be measured for payment per each installation, complete in place.

The pole shoring will be measured once per each such pole designated and actually protected in the field as described above.

Standard Modifications

203-5.01  Basis of Payment.  Change Pay items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)

Special Provisions

203-5.01  Basis of Payment.  Add the following:  Linear grading for pathways and sidewalks will be paid by the station; ad payment so made will be full compensation for furnishing all equipment, labor, tools and incidentals to provide the preparation, excavating and shaping necessary to complete the work.  The materials used for the construction of the pathway or sidewalk will be paid under their respective pay items.

Payment for pole shoring will be full compensation for all labor, equipment, and materials required to protect the utility pole during construction.  Removal of pole shoring will include removing the pile(s) and backfilling and compacting the shoring hole after removal.  Poles not requiring special protection will not be included for payment under these items.  Payment for removal of the utility pole will be made under Section 681, Electrical Power Relocation.

Add the following pay items:

Pay Item No.          Pay Item              Pay Unit

203(18)       Pathway Linear Grading       Station

203(19)        Settlement Platform           Each

203(20)         Pole Shoring with            Each

Line Truck

203(21)         Pole Shoring with            Each

Single Pile

203(22)    Pole Shoring With Two Piles       Each

203(23)         Pole Shoring with            Each

Three Piles

203(24)      Removal of Pole Shoring         Each

203(25)      Obliteration of Roadway      Square Yard

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 Materials.  Add the following: Bedding and backfill materials within the structural section shall meet the requirements for the applicable lift of material.  Native material shall be utilized for pipe bedding and backfill below the structural section if the material meets the minimum requirements of Selected Material, Type C.  Pipe bedding shall also pass a 3-inch sieve.

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-3.01  Placing.  Add the following:  Base course material used for the sidewalk, pathway or median foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface.

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-2.01  Composition of Mixtures.  Add the following to the first paragraph after the first sentence:  The Contractor shall submit, in writing, the proposed ratios at which he plans to blend the various aggregate stockpiles in order to achieve the target gradation submitted.

Add the following to the tolerance table of the fourth paragraph:

Sieve Size          Tolerance

1/2 inch               + 7

No. 80                 + 4

Add the following after the tolerance table of the fourth paragraph:  The asphalt cement and aggregate submitted by the Contractor for Job Mix Design approval as tested according to Alaska T-17 shall conform to the following.

Marshall Stability, pounds, minimum    1500

Voids, Total Mix %                      3-5

Flow Value                              8-16

Compaction Blows per Side                75

Voids in Mineral Aggregate, %, min.      15

The Voids in mineral aggregate is calculated by the following formula:

V   -  V

mb     sb

Voids in mineral aggregate = __________

V

mb

where V = Volume of compacted specimen, and

mb

V       = Volume of aggregate (by bulk specific

sb       gravity)

The Contractor should be cautioned that addition

of crushed fines may be required to meet the Voids in the Mineral Aggregate requirement.

The Alaska Test Method T-17 section E.4.a shall be deleted and the following should be substituted:

a.	From the data curves, asphalt contents are determined which yield the following:

1.  Maximum Unit Weight

2.  Maximum Stability

3.  Voids Total Mix at 4%

Add the following:  Temporary pavement may, at the Contractor's option, be Asphalt Concrete, Type III, as detailed on Table 703-3 in Subsection 703-2.04, Aggregate for Plant Mix Asphalt Pavement.

401-2.04  Asphalt Materials.  Add the following:  AC-5 asphalt cement will be used for the new asphalt concrete pavement mix.

401-3.09  Mixing.  Delete the second and third sentences of the second paragraph in their entirety.

401-3.11  Spreading and Finishing.  Add the following:  When pavement marking tape for striping is required, the longitudinal joints on the final lift shall be offset 12-inches from the plan lane lines.  The Contractor shall submit a Paving Plan for the Engineer's approval before starting this work.  The Paving Plan shall be submitted to the Engineer one week prior to initiating the paving operation.  The plan shall consist of, but not be limited to the following:

1.	Manuals for the paving machine and the rollers.

2.	Traffic Control Plan for the paving operations.

3.	Traffic marking installation plan.

4.  	Allow the Engineer visual inspection of all paving

equipment in operation prior to paving.

Asphalt concrete pavement shall be spread and compacted in layers.  The final lift in each defined project section shall not be placed until all other mainline pavement throughout that section has been placed and accepted, and all adjacent curb has been poured and cured for 7 days.  Final lift paving shall be progressive between the sections, and continuous within each section whenever possible.  This final lift shall produce a 2-inch compacted depth.

In the second paragraph, delete from the first sentence "...(94% at joints)...".

401-4.02  Contract Price Adjustments.  In the fifth paragraph, delete the last sentence.

In the eighth paragraph, add the following:  On projects consisting of more than 5000 tons, density evaluation shall be as follows:

For the purpose of evaluating the density of the material, a lot will be represented by fifteen samples, three for each sublot.  A representative single density value for each sublot will be obtained by averaging the three sublot density samples.  This representative density shall become the density value reported for the sublot and the value used to evaluate individual lots for acceptance and price adjustment.

In the ninth paragraph, delete the second sentence and substitute the following:  Prior to computing a reduction in price, the validity of the failing test results for asphalt content and gradation tests shall be ascertained in accordance with ATM T-19.  Tests for density compliance will not be subject to ATM T-19 and no retests will be allowed.

401-5.01  Basis of Payment.  Add the following:  Anti-stripping additives will be paid on a contingent sum basis at a rate of $3.75 per 0.25 percent additive per ton of asphalt cement.

Temporary pavement will be paid by the ton when placed as approved by the Engineer.  No payment will be made for the asphalt cement, nor will price adjustments apply to this item.  Removal of temporary pavement will be paid under pay item 202(2), Removal of Pavement.

Add the following pay item:

Pay Item No.              Pay Item             Pay Unit

401(6)            Temporary Pavement           Ton

SECTION 402

TACK COAT

Special Provisions

402-3.04  Dilution of Asphalt Material.  Add the following:  CSS-1 Emulsified Asphalt used for tack coat may be diluted not more than 50 percent water by weight or volume at the Engineer's direction.  The determination of this ratio shall be accomplished by weighing the distributor prior to adding water, by sticking the tank, or other means suitable to the Engineer.  Emulsified asphalt as manufactured is approximately 60 percent oil and 40 percent water.  Any required dilution is additional water.

402-3.05  Application of Asphalt Material.  Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.15 gallons".

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01   Description.  Add the following:  This work shall also consist of construction of cast-in-place reinforced concrete retaining walls and precast concrete wall panels as shown on the plans.

501-2.01  Materials.  Add the following:  Reinforcing steel shall conform to the requirements of Section 503, Reinforcing Steel.

Insulation Board shall conform to the requirements of Section 635, Insulation Board.

Materials for dampproofing shall be the type as shown on the plans, and material for geotextile wall drains shall conform to Section 729, Geotextiles.

Standard Modifications

501-3.01  Proportioning.  In the second paragraph under Item 3, replace "Polysar 1186" with "Styrofan 1186".  (5/12/89)

Special Provisions

501-3.01  Proportioning.  Under Item 4. Fly Ash,.  add the following:

d.  Fly ash may be used only in the abutments of the Minnesota Drive-Raspberry Road Interchange Bridge.  It may not be used in the deck, sidewalk or railings.

501-3.02  Batching.  Add the following to item No. 5, Batching:  The Contractor shall furnish the Engineer with a list of all ingredients, their individual weights and the moisture content of the various aggregates with each truck load or batch of concrete supplied.

501-3.09  Backfilling and Opening to Traffic.  Add the following to the second paragraph:  No vehicle will be allowed on the span until the concrete in the concrete bridge railing has attained a compressive strength of not less than 80 percent of the ultimate strength (f'c) shown on the plans.

Add the following:  After stripping the forms, the back of the concrete retaining walls shall be mopped with hot liquid asphalt, and after drying, geotextile drain shall be placed against the wall.

501-4.01  Method of Measurement.  Add the following:  Hot liquid asphalt and geotextile drain will not be measured for payment, but will be included in the retaining wall prices.

Structural excavation required and the reinforcing steel utilized in the retaining walls and concrete barriers will be considered included in the price paid for the walls.

501-5.01  Basis of Payment.  Add the following:  The facia and anti-graffiti protection for the cast-in-place concrete walls will be paid under Items 510(1), Aesthetic Facia, and 510(2), Graffiti Protection, respectively.

Payment for Cast-in-Place Concrete Walls shall be full compensation for all excavation; for furnishing and placing all temporary shoring; furnishing and placing all reinforcing steel including foundations and copings, when required; furnishing, hauling and mixing all concrete materials; placing, curing and finishing all concrete including foundations and copings, when required; for all grouting; furnishing and placing dampproofing material; for furnishing geotextile wall drain material and drain pipe, when required; furnishing and placing expansion joint material, when required; for furnishing and placing water stop, when required; fabricating, curing and finishing all panels; furnishing and placing tie strips, anchorage systems, fasteners, joint fillers and incidentals; for wall erection; and for all labor, tools, equipment and incidentals necessary for a complete retaining wall.

Add the following Pay Items:

Pay Item No.             Pay Item            Pay Unit

501(9)     Cast-in-Place Concrete Walls   Cubic Yard

SECTION 502

PRESTRESSED CONCRETE STRUCTURES

Standard Modifications

502-1.01  Description.  Add the following to the fourth paragraph:  Alternative designs shall be based on the assumed prestressing losses outlined in Subsection 502-1.02, Prestressing Methods.

502-1.02  Prestressing Methods.  Revise the assumed stress losses in the fourth paragraph to read:

Pretensioning:

Stress relieved strand            45,000 psi

Low relaxation strand             40,000 psi

Post-tensioning, excluding friction losses:

Stress relieved strand            35,000 psi

Low relaxation strand             32,000 psi

Bar                               25,000 psi

The above losses are based on a jacking stress in the strands of no more than 0.70 GUTS (guaranteed ultimate tensile strength).

502-3.01  Construction Requirements.

6.	Pretensioning.  In the last paragraph, change "0.80 GUTS" to read "0.75 GUTS".

502-4.01  Method of Measurement;

1.	Structural Members.  In the second sentence, change "reinforcing and prestressing steel," to read "reinforcing steel (uncoated and/or epoxy coated), prestressing steel,".

502-5.01  Basis of Payment.  Delete the next to the last paragraph.  (5/12/89)

SECTION 503

REINFORCING STEEL

Special Provisions

503-1.01  Description.  Add the following:  This work will include the epoxy-coating of appropriate reinforcing steel bars.  All reinforcing in the exposed vertical face of a retaining wall facing the roadway, and as noted on the plans shall be epoxy-coated.

Standard Modifications

503-3.05  Splicing.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (05/12/89)

Special Provisions

503-5.01  Basis of Payment.  Add the following:  If epoxy coating the reinforcing steel is required, it will be a subsidiary obligation and no separate payment will be made.

SECTION 504

STEEL STRUCTURES

Special Provisions

504-3.02  Erection.  Under Item 8., Setting Shoes, and Bearings, add the following:  Epoxy adhesive, conforming to AASHTO M-200, shall be applied to the bottom surface of the elastomeric bearing pads prior to placement, and the pad shall be secured and restrained from movement until the epoxy has cured and full adhesion is achieved between the pad and the concrete.

504-3.03  Painting.  Add the following to Item 1:  Preparing Metal Surfaces for Painting:

Overhead Sign Supports:  These structures shall be primed and painted after they are installed in their final position, but before the sign panels are installed.  Each structure shall be cleaned, roughened by abrasive blasting, primed and painted in a continuous operation.

Paint shall be spray applied only on thoroughly cleaned and dried surfaces during favorable weather.  Fabrication defects, such as weld imperfections, slivers, burrs, and jagged edges shall be ground smooth.  All surfaces to be painted shall be cleaned using a solvent wash in accordance with the Steel Structures Painting Council's specification SSPC-SP1, Solvent Cleaning.  Immediately thereafter, all surfaces to be painted shall be roughened by abrasive blasting using an abrasive no larger than a No. 30 mesh.  Galvanizing shall not be removed by this roughening.

Delete the first sentence of the first paragraph under Item 2. Schedule of Paint Coats for Metals, and substitute the following:  Except for overhead sign supports, galvanized surfaces shall not be painted.

Delete the first sentence of the second paragraph under Item 2., and substitute the following:  Except for overhead sign supports, the prime coat shall be applied in the shop.

Add the following to Item 2.

The paints used to protect the overhead sign supports shall consist of a primer especially formulated for use on galvanized steel and an acrylic polyurethane topcoat.  The primer and top coat used shall be manufactured by the same company.  The primer shall be United Coatings Primer 376, or an approved equal meeting the following requirements:

1.	It shall be a zinc phosphate rich, two component epoxy primer formulated for superior adhesion to galvanized steel, aluminum, and other non-ferrous metals.

2.	Mixed together, at 75 degrees F and 50 percent relative humidity, it shall have a useable pot life of at least 24 hours and a dry time of 2 hours or less.

3.	The in service temperature limits shall be a minimum  minus 70 degrees F and at least 150 degrees F.

4.	The topcoat shall not lift the primer from the metal surface.

The topcoat shall be United Coatings' Marathon, with a satin finish, or an approved equal meeting the following requirements:

1.	It shall be a two component acrylic polyurethane with a satin finish.

2.	It shall be chemical and weather resistant, showing no effect from a 60 day exposure to acetic, hydrochloric, sulfuric, lactic, and formic acids, potassium and sodium hydroxides, distilled and salt waters, and common fertilizers, when tested in accordance with ASTM D543.  It shall also show no effect from a 30 day exposure to alcohol, xylol, gasoline, diesel, gasohol, and transmission fluid.

3.	It shall show no deleterious effects after 2000 hours of accelerated weathering, when tested per ASTM D822 and G23, in an Atlas Carbon Arc Weatherometer, Type EH.

4.	It shall have an excellent abrasion resistance, losing 10 milligrams or less material when tested per ASTM D4060 in a Taber Abraser Machine using CS-17 wheels with 1000 gram weights at 1000 revolutions.

5.	It shall show no cracking or breaks in a 180 degree bend over a 1/4 inch mandrel.

The topcoat shall be applied in two layers.  The color of each layer shall be a light beige, closely matching color chip number 36642 of the Federal Standard Specification No. 595a.

Add the following to Item 3. Painting Metal Surfaces.  b. Storage of Paint and Thinner:

Overhead Sign Supports:  The components to the primer and topcoat shall have a minimum shelf life of one year, and be stored at temperatures between 50 degrees F and 100 degrees F.

Containers shall not be opened until they are to be used.  Containers that are opened and not immediately mixed shall be discarded and not used.

Add the following to Item 3.  c. Mixing and Thinning:

Overhead Sign Supports:  The primer and topcoat paints shall be mixed using an air operated or explosion proof mixer only in accordance with the written recommendations of the manufacturer.

Add the following to Item 3.  d. Application of Paint:

Overhead Sign Supports:  The clean and dry surfaces shall be primed upon completion of the roughening operation.  The spray applied prime coat shall be between 1.0 and 1.5 mils in thickness.  when the prime coat has dried, an intermediate coat of topcoat material shall be spray applied to a 1.0 to 1.5 mil thickness.  The topcoat may be spray applied at any stage of dryness of the intermediate coat.  However, if the intermediate coat becomes totally cured, then it shall be scuff sanded before applying the topcoat.  The thickness of the topcoat shall be between 2.0 and 3.0 mils.

Any skips, holidays, thin areas, or other deficiencies shall be corrected prior to applying the succeeding coat of paint.

Subject to approval by the Engineer of a detailed proposal, the Contractor may provide suitable enclosures to permit painting during inclement weather.  Provisions shall be included to artificially control conditions within these enclosures to within suitable limits for the painting and drying periods.  Payment for providing and maintaining these enclosures shall be included in the prices paid for the structures to be painted and no additional payment will be made.

The Contractor shall provide tarps, screens, or covers as necessary to prevent damage to any adjacent structures, property, or persons from the cleaning and painting operations.  Any paint overspray which results in an unsightly appearance on surfaces not designated to be painted shall be removed by the Contractor, at his expense, to the satisfaction of the Engineer.

SECTION 505

PILING

Special Provisions

505-3.03  Pile Bearing Values.  Delete this Subsection in its entirety and substitute the following:  The Contractor's pile driving system shall be capable of overcoming the soil resistance during driving and reach the designated pile tip elevation without damaging the pile.

The steel pipe piles shall be driven to the lengths indicated on the plans.  No bearing value will be required.  The Contractor shall submit for approval his driving plan prior to mobilization of the pile driver equipment.

505-3.06  Cast-In-Place Concrete Piles.  Add the following:  All reinforcing steel to be used in the concrete foundations shall conform to Section 503.

Drilled shafts shall be made of Class A concrete, and all materials, proportioning, air-entraining, mixing, slump, and transporting of concrete shall be in accordance with Section 501, Structural Concrete.

The casing, if used, shall be a metal shell of ample thickness and strength to withstand stress and avoid distortion due to handling, the internal pressure of plastic concrete, and the external pressure of the surrounding earth and water, and shall be watertight.  The inside diameter of the casing shall be equal to the diameter of the shaft.

Excavation for a drilled shaft may be made by hand methods or with a power-driven boring machine as an open well, inside or through a casing, or any combination of these methods, end shall include excavating through whatever material is encountered.  The elevations of the bottom of drilled shafts shown on the plans are approximate only and may be raised or lowered by the Engineer depending on the conditions encountered.  The shaft shall be sunk vertically within a tolerance of one inch in 10 feet.  The bottom of the excavation shall be cleaned of all loose boulders and loose or scaly shale or rock.

Where soil conditions permit, the drilled shafts may be excavated without the use of casings.  If the excavation reaches a point where caving conditions or ground water seepage is encountered, a construction method shall be employed which will prevent any caving that tends to make the excavation appreciably larger than the size of the pile.  The Contractor may install casings to facilitate construction.  Withdrawal of casings will not be required unless otherwise specified in the contract.  Casing to be left in place shall be installed in such a manner that there will be no voids between the earth and the casing.  The casing shall not extend more than 12 inches below the top of satisfactory foundation material.  No payment will be required to prevent caving of any material into the freshly placed concrete.

The reinforcing steel cage for the drilled shaft shall be completely assembled and placed as a unit for the full length prior to placing any concrete.  The cage shall be supported by some positive method to prevent its displacement.  Approved spacers shall be provided at intervals along the cage to ensure concentric positioning for the entire length.  Additional reinforcement may be added to stiffen the cage at the Contractor's option and expense.

Concrete for the drilled shaft shall be placed as soon as practicable after the excavation has been completed and inspected.  Concrete shall be placed through a suitable tube to prevent segregation of concrete materials.  The tube shall be such construction that it will permit discharge and raising as the concrete placement progresses.  If casings are to be removed, they shall be withdrawn as the concrete placement progresses.  A 2-foot minimum head of concrete shall be maintained in the casing to prevent displacement of the fresh concrete by caving material.  The concreting shall be a continuous operation except for the time interval necessary for retracting the casing.  If the placing of concrete is delayed more than 45 minutes, or if any upward movement of concrete inside the casing occurs during the retraction, the pulling shall be stopped and that portion of the casing extending into the concrete shall be left in-place.  Casings to be removed shall be smooth and well oiled.

If an excavation cannot be practically dewatered for the placement of concrete, the Engineer may authorize a portion of the concrete to be placed under water.  Concrete which is placed under water shall be Seal concrete in accordance with Section 501.  Concrete placed under water shall be carried to a height of at least two feet above the bottom of the casing, and to a height sufficient to withstand the hydrostatic pressure.  When this concrete has reached sufficient strength to withstand the hydrostatic pressure, the casing shall be dewatered and the remainder of the concrete placed in the dry.

505-3.09  Driving Piles.  Add the following:  The steel pipe pile shall be driven open-ended as indicated on the plans and shall be driven without damage or distortion of the pile.  Material from the preboring activity shall not be placed outside of the roadway template.

The Engineer may require that pile driving be stopped in order to check the pile alignment.  Pulling laterally on piles to correct misalignment or splicing a properly aligned section to a misaligned section will not be permitted.  If the location and/or alignment tolerances specified in the Contract are exceeded, the extent of overloading shall be investigated and if, in the judgement of the Engineer, corrective measures are required, a solution to the problem shall be designed and constructed by the Contractor at no expense to the State.  Surveillance and inspection of the pile driving operation by the Engineer is required.  No pile shall be driven in his absence.  The Contractor shall assist the Engineer in recording the pile driving data.

A prebore hole shall be augured to a depth as shown on the plans below the roadway or shoulder prior to driving.  Before pile placement, the holes shall be cleaned of any large erratics or obstructions.  The holes shall have a diameter large enough to avoid damage to the piles as they are being driven.  After the pile is placed in the hole, and before driving begins, any annular space remaining around the pile shall be filled with sand or other approved material and maintained full during driving of the pile.  If the Engineer determines that preboring procedures have disturbed the axial and lateral load capacity of the pile, the disturbed pile shall be restored to conditions meeting the requirements of this contract by redriving or by other methods.  Redriving or other remedial measures shall be instituted after all preboring operations in the area have been completed.  The Contractor shall be responsible for the costs of any necessary remedial measures.  The prebore holes shall be dewatered prior to placement of the pile into the prebore hole.

If subsurface obstructions, such as boulders, rocks, cobbles, or hard layers are encountered; the preboring operation may be adjusted to help pile installation but not compromise the integrity of the pile.  Any void space filled with sand or other approved material.

The use of spuds, a short strong driven member which is removed to make a hole for inserting a pile, is not permitted.  The use of water jets will not be permitted.

The Engineer shall require the Contractor to allow for access to the pile so it can be inspected for damage.  If the Engineer has reason to believe the pile may have been damaged during driving, verification of ultimate lateral and axial capacity will be required after pile inspection.

SECTION 507

BRIDGE RAILING

Standard Modifications

507-4.01  Method of Measurement.  Add the following:  It shall also include concrete and associated reinforcing steel included or partially contained within the limits of the concrete rail section.  (5/12/89)

Special Provisions

507-5.01  Basis of Payment.  Add the following Pay Item:

Pay Item No.        Pay Item         Pay Unit

507(4A)         Concrete Bridge     Linear Foot

Railing Type 1B

507(4B)        Concrete Median      Linear Foot

Barrier

SECTION 508

MEMBRANE WATERPROOFING

Standard Modifications

508-2.01  Membrane Waterproofing.  Delete the second sentence of the first paragraph, beginning with "Membranes of the preformed type".

Delete Item 5, in its entirety and substitute the following:

5.	Petrotac, a specialty product of the Petromat System, manufactured by Phillips Fibers Corp., a subsidiary of Phillips 66 Co.

Petrotac is a non-woven polypropylene fabric pre-coated with a rubberized asphalt adhesive base.  The membrane is cold applied and requires a primer to provide bond with concrete surfaces and a mastic for sealing at lapped joints of the membrane, curb faces, expansion joints, drains and other termination points.  To insure compatibility of materials, the primer and mastic used shall be as designated by the membrane manufacturer.  The preformed membrane is supplied with a release paper which must be removed as the application proceeds. (5/12/89)

508-3.01  Application of Membrane Waterproofing.  Delete the third sentence in the second paragraph under Item 3., which begins with "Chevron industrial membrane".

Change the heading of Item 4. to read: "4.  Application of Protecto Wrap, Bituthene, royston membrane or Petrotac."

Delete Item 6., in its entirety. (5/12/89)

Add the following Section:

SECTION 510

CONCRETE SURFACE TREATMENTS

Special Provisions

510-1.01 Description.  This work consists of providing an aesthetic facia on all precast and cast-in-place concrete walls, abutment walls, wingwalls and bridge rail.  All concrete walls shall use form liners.  In addition, all walls and surfaces designated on the plans shall be protected with a sealer to prevent unwanted graffiti.

510-2.01  Materials.  Reinforcing steel shall meet the requirements of Subsection 709-2.01, Reinforcing Steel.

Contractor shall provide standard reusable, non-pourous form liners conforming to the pattern for Burke Form Liner No. BG 312, Waterfall.

Anti-graffiti protection shall be a two step system designed specifically for this use consisting of a single component clear acrylic base coat over which a clear urethane finish coat are applied.  This material is not a sealer or vapor barrier.  No appreciable discoloration will be allowed.  The Contractor should be aware that these materials require special precautions, and shall be applied by trained personnel.

510-3.01  Aesthetic Facia.  Form liners shall be used in all retaining wall forms which have exposed surfaces.  The wall dimensions and concrete quantities provided on the plans are minimum and do not include allowances for the thickness of the form liners which must be accounted for by the Contractor.   The liners will cover the majority of the form with a minimum of 2-inches and a maximum of 12-inches between the edge of liner and the finished top of the wall, top of the footing, pathway or original ground grade at the bottom, and edge or expansion joints of the wall on the sides.  The liners will cover the majority of the form with a maximum of 2-inches between the top and bottom of the bridge rail.  The Engineer shall approve the liner placement on the form prior to the concrete pour.

510-3.02  Graffiti Protection.  All concrete surfaces shall have set at least 28 days before any coatings are used.  The base coat shall be applied with a roller or sprayer in accordance with the manufacturers recommendations.  After 72 hours, two coats of the finish coat shall be applied.  Appropriate masking may be required.

510-4.01 Method of Measurement.  Aesthetic facia will be measured by the square foot of actual design regardless of the type.

Anti-graffiti protection shall be measured by the square foot of surface area designated by the Engineer.

510-5.01 Basis of Payment.  Payment for retaining walls will be full compensation for all labor, equipment and materials, including reinforcing steel, required to complete the walls in accordance with the plans and specifications.

Payment will be made under:

Pay Item No.      Pay Item          Pay Unit

510(1)       Aesthetic Facia    Square Foot

510(2)     Graffiti Protection  Square Foot

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-2.01  Materials.  Add the following:  Bituminous Coated Corrugated Steel Pipe shall be AASHTO M190, Type D, fully paved. Steel or aluminum pipe having a manning's n valve of 0.012 or less may be substituted, at Engineer's approval.

Culvert marker posts shall be a nonflammable rigid fiberglass reinforced polymer composite with the dynamic flexibility to self-erect after repeated vehicular impacts.  The color shall be blue with no other markings.  The nominal 2-1/2 by 72-inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9-inches.  It shall remain resilient in temperature extremes of -140 to +140 degrees F, and be unaffected by ultra violet exposure.

603-3.06  Culvert Marker Posts.  Add the following subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30-inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or at the locations as directed by the Engineer.  42-inches of post shall remain above the ground after driving.

603-4.01  Method of Measurement.  Add the following:  Culvert marker posts will not be measured for payment, but will be incidental to the cost of the pipes.

SECTION 604

MANHOLES, INLETS, AND

CATCH BASINS

Special Provisions

604-3.01  Construction Requirements.  Add the following to the beginning of the second paragraph.  All access manholes, regardless of type, that fall within a concrete sidewalk or asphalt pathway shall be constructed with a frame and cover cast with a rough

cobbled grit surface, or specifically designed to hold fill.  The recessed covers shall be depressed a minimum of 1-inch, and be suitable for concrete or asphalt fill, as applicable.

Delete the first sentence in the third paragraph and substitute the following:  Invert channels shall be constructed in all manholes utilized for sanitary sewers to provide a smooth and continuous channel directing the effluent into and with the flow of the receiving sewer.

An invert channel shall be provided when the difference in elevations of the inlet and outlet pipes is between 0.6 and 6-inches.

Add the following to the fifth paragraph referencing the reconstruction of manholes:

5.	The work necessary to rotate the cone or reducing slab to align the manhole as detailed on the plans.  To align the access stairs, the Contractor will have the option of rotating the barrel sections or installing new steps.

Add the following:  Those manholes which by design must fall within the paved roadway surface shall be aligned such that the casting will not be in the wheel tracks of any driving lane, or the flow line of the gutter pan.

Standard drainage structure steps shall be cast during structure poor or installed before concrete hardens.

Where the plans indicate the top of manhole elevations, the Contractor shall field verify the exact elevations.  Rotating and adjusting manholes to the required location and grade shall be incidental to the cost of installing manholes.

Each precast concrete barrel section, precast concrete eccentric cone section, concrete adjusting ring, and manhole frame set, installed, reconstructed or relocated shall be sealed by use of a premolded plastic gasket pipe joint sealer manufactured in accordance with Federal Specifications SS-S-210A or AASHTO M-198.  Use and installation of premolded plastic gaskets for manhole construction shall be strictly in accordance with the manufacturer's printed instructions.  Gaskets shall be trimmed on the inside of the manhole to prevent the excess gasket material from entering the sanitary sewer lines.

604-4.01   Method of Measurement.  Add the following:  Invert channels shall be considered an incidental part of a sanitary sewer manhole, and not be measured for payment.

Frames, grates and lids will not be measured for payment.

604-5.01  Basis of Payment.  Add the following:  Sanitary sewer manholes shall be paid for each type installed and accepted by the Engineer, regardless of the depth.

Frames, grates and lids are subsidiary to the drainage structure.

Delete pay item No. 604(1), Storm Sewer Manhole and add the following new pay item:

Pay Item No.        Pay Item							Pay Unit

604(1)       Storm Drain Manhole   Each

SECTION 606

GUARDRAIL

Special Provisions

606-1.01  Description.  Add the following:  This work shall also consist of installing modified half concrete barrier at the locations shown and in accordance with the details shown on the plans.

606-3.01  Posts.  Add the following to the first paragraph:  The foundation types for the end anchorages shall be the "steel post embedment-soil or concrete" option as shown on Standard Drawing G-18.

606-3.02  Rail Elements.  Add the following to the first paragraph:  Guardrail elements shall be factory bent for all radii less than 75-feet.

606-3.04   Removal and Disposal of Existing Guardrail.  Delete in its entirety and substitute the following:  All posts, rail and hardware from the existing guardrail designated for removal shall be salvaged and delivered to the State Maintenance Yard at 5700 Tudor Road, Anchorage.

606-3.08  Length of Need Verification.  Add the following subsection:  After shaping the slopes and staking all proposed guardrail locations, the Contractor shall notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer prior to installation.  The Engineer may determine that additional guardrail is necessary, and the Contractor shall comply without delay.  (3/17/86)

Standard Modifications

606-4.01  Method of Measurement.  Delete the last sentence of the first paragraph and substitute the following:  Double faced (and nested) installations will be measured by dividing the number of panels by two, before multiplying by the panel length.  Thrie beam transition pieces shall be measured by multiplying the number of panels by 6.25 feet and shall be paid for at the contract price for Thrie Beam Guardrail.  (5/12/89)

Special Provisions

606-4.01  Method of Measurement.  Delete the third paragraph and replace with the following:  End anchorages shall be measured per each installation and will include anchor cable assembly, terminal posts, terminal end, and all associated hardware.  Rail elements, standard posts, and blocking for end anchorages will be measured as Beam Type Guardrail.

Modified half concrete barrier will be measured by the linear foot along the face of the barrier and will include the connection of the guardrail to the barrier and posts in the transition area.

606-5.01  Basis of Payment.  Add the following pay item:

Pay Item No.       Pay Item       	Pay Unit

606(17)        Modified Half      Linear Foot

Concrete Barrier

SECTION 608

SIDEWALKS

Special Provisions

608-1.01  Description. Add the following:  This work also consists of construction of asphalt median paving in reasonably close conformity with the plans.

The Engineer reserves the right to vary the location in the field of the concrete sidewalk or asphalt pathway whenever it is deemed in the public's best interest to maximize the separation between the curbs and the pathway.

Concrete sidewalk or asphalt sidewalk shall include the paved apron around pedestrian push-buttons and fire hydrants.

608-3.01  Concrete Sidewalks.  Delete the sixth paragraph, and substitute the following:

Joints.  Transverse expansion joints shall be filled with 1/4-inch thick premolded expansion joint filler and shall be placed at intervals not to exceed 30-feet.  The sidewalk shall be divided into sections by contraction joints formed by a jointing tool or other acceptable method.  These contraction joints shall be placed every 10-feet and shall extend into the concrete at least one third of the depth and shall be approximately 1/8-inch wide.

608-4.01  Method of Measurement. Add the following:  Asphalt cement utilized in asphalt pathways and median paving will be measured for payment by the ton in accordance with Section 109, Measurement and Payment.

Additional asphalt pavement used for matching existing surfaces such as paved parking lots behind a new sidewalk/pathway will be measured and paid under this Section.

608-5.01  Basis of Payment.  Add the following:   Asphalt median paving will be paid by the ton under Item 608(6), Asphalt Medians.  Asphalt cement will be paid under Item 401(2), Asphalt Cement, AC-5.   Bed Course materials, as detailed on the plans, will be furnished, placed and paid under their respective bid items.

Add the following Pay Items:

Pay Item No.           Pay Item              Pay Unit

608(6)        Asphalt Medians               Ton

SECTION 609

CURBING

Special Provisions

609-2.01  Materials.  Add the following:  Timbers shall conform to the requirements of Section 713, Structural Timber, Lumber and Piling and Section 714, Preservatives and Preservative Treatment Processes For Wood Materials.

609-4.01  Method of Measurement.  Add the following:  Bollard posts will be measured per each post installed.

609-5.01  Basis of Payment.  Add the following pay items:

Pay Item No.            Pay Item             Pay Unit

609(11)               Bollards               Each

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01  Description.  Add the following:  Items 615(8A), and 615(8B), Cantilevered Signs, Type 1 and Type 2, consist of furnishing all labor, equipment, and materials, including poles, mast arms, foundations, lighting equipment and all other items required to install operational overhead signs with the exception of sign panels which are included in item 615(1), Standard Signs.  The poles and mast arms shall be painted after their installation.  This work shall consist of furnishing all labor, materials, tools, equipment, incidentals necessary to prepare hot dip galvanized poles and mast arms for painting and to paint them in conformance with Subsection 504-3.03 of the specifications.

The dual mastarm overhead sign at station "M" 347+20 shall be constructed in accordance with Standard Drawings S-00, S-21, and S-41 and shall be paid for under Item 615(8A), Cantilevered Sign, Type 1.  Design wind velocity shall be 100 MPH.  Mastarms shall be 20 feet long.

The three overhead signs informing motorists of the drop lane for Strawberry Road shall be slanted single post types as detailed on the plans and shall be paid for under Item 615(8B), Cantilevered Sign, Type 2.

615-2.01  Materials.  Delete the seventh paragraph and substitute the following:  All metal sign posts other than perforated steel tubes, shall be equipped with slip bases.

615-3.01  Construction Requirements.  Add the following:  Contractor shall deliver all existing signs being removed to the State Maintenance Yard at 5700 E. Tudor Road, Anchorage, Alaska.

615-3.02  Sign Placement and Installation.  Add the following:  All existing signs shall not be removed until the new signs have been installed.  If necessary, they may be temporarily relocated to a location approved by the Engineer.  They shall be maintained until they are no longer needed.

615-5.01  Basis of Payment.  Add the following:  Payment for each cantilevered sign will be made at the contract price and shall be full compensation for furnishing all labor, materials, and equipment required

to complete the cantilevered sign installation described above.

Payment for furnishing all labor, materials, tools, equipment, and incidentals for preparing and painting each cantilevered sign structure shall be included in the unit price paid for Item 615(8A) or Item 615(8B).

Payment will be made under:

Pay Item No.       Pay Item         Pay Unit

615(8A)      Cantilevered Sign,     Each

Type 1

615(8B)     Cantilevered Sign,     Each

Type 2

SECTION 618

SEEDING

Special Provisions

618-1.01   Description.  Delete this subsection and add the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be overlaid with topsoil and seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, fertilizer and water.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-3.01  Soil Preparation.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered with topsoil and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be completed as soon as topsoil is placed on the slopes or the existing organic slope is brought to grade and moisture is still present in the natural soil.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is adjacent to  wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not encroach on the wetlands.  The performance of this work is incidental to seeding and will not be paid for directly.

618-3.03  Application Method.  Add the following:  Seed, mulch and fertilizer shall be applied as follows per 1,000 square feet.  If the hydraulic method for seed and mulch is used, it shall be made in one application.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  All fertilizer shall be applied by the hydraulic method.

Application

Item              Ingredients           Rate Lbs/MSF

TYPE A

Seed for       Bering Hairgrass (Norcoast)    0.40 lb.

urban          Red Fescue (Arctared)          0.20 lb.

erodible       Kentucky Bluegrass (Nugget)    0.30 lb.

soils          Annual Ryegrass (Lolium)       0.10 lb.

Mulch                                         35.0 lbs

Fertilizer     20-20-10                       12.0 lbs.

TYPE B

Seed for       Bering Hairgrass (Norcoast)    0.40 lbs.

Wetlands       American Sloughgrass (Egan)    0.60 lbs.

Mulch                                         35.0

Fertilizer     20-20-10                       12.0 lbs.

The Engineer shall remove the required tags from the seed bags prior to application.

618-3.04  Maintenance of Seeded Areas.  Add the following:  A reapplication of fertilizer shall be applied with water between May 1 and September 15 of the year following seeding at a rate of one-half the initial application.

618-4.01  Method of Measurement.  Delete the second sentence of the second paragraph.

618-5.01  Basis of Payment.  Add the following:  Fertilizer and mulch as described above, including reapplication, shall be included in the unit price paid for the item of Seeding.  Topsoil shall be paid under Item 620(1), Topsoil.

SECTION 620

TOPSOIL

Special Provisions

620-2.01  Materials.  Add the following:   Prior to seeding, the topsoil shall be tested for pH.  If the pH is less than 6.0, limestone shall be added in accordance with Table 726-1, Limestone Requirements. If on-site project soils are used for planting, the addition of lime will be paid for in accordance with Section 104, Scope of Work.  If the Contractor furnishes the topsoil and limestone is required, the limestone cost will be considered included in the bid price for topsoil.

620-3.01  Placing.  Add the following:  Topsoil shall be placed prior to seeding or sodding to a minimum depth after tracking of 4 inches on those slopes shown on the plans, areas disturbed inside the Right-of-Way, or as designated by the Engineer.  Organic material placed on the slopes as waste but which meets the requirements of Section 726, Topsoil, will be paid as topsoil.

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01  Description.  Add the following:  For purposes of these Special Provisions, "AWWU" shall mean the Anchorage Water and Wastewater Utility, Engineering Construction Section, at (907) 564-2785.  This work shall include the installation, testing, flushing, and chlorination or hand cleaning of water systems for acceptance by AWWU.  The Contractor shall also provide as-builts in accordance with the conditions prescribed herein.

In conjunction with working around and/or adjusting the AWWU water valves, the Contractor shall exercise due care.  Prior to commencement of work by the contractor, AWWU shall check and correct deficiencies which may exist in any valve or valve box.  The Engineer and Contractor shall witness the condition and location of each valve or valve box.  Failure to partake in the inspection by the Contractor will result in his forfeiting all rights to deny damages at a later date during the course of the work.  Notice that the Contractor is ready for the above inspection shall be in writing to AWWU and shall be submitted giving at least  48 hours notice.  The Contractor shall furnish a copy of the notice to the Engineer.

It shall be the Contractors responsibility to protect and maintain all valves and valve boxes in an operable condition during all phases of construction.  If at any time after the inspection as outlined above AWWU finds a valve or valve box damaged or rendered inoperable by the Contractor, the Contractor shall repair them at his own expense.

627-3.01  General Construction Requirements.  Add the following before the first paragraph:  AWWU through the Engineer reserves the right to suspend the water system installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections.  Suspensions of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

The Contractor shall furnish to the Engineer complete installation drawings for the project prior to fabrication.  All restrained joint areas shall be detailed to include fittings, piping and deflection points.  The Contractor shall provide design calculations, prepared and sealed by a licensed professional engineer, registered in the State of Alaska, for all restrained joint areas to assure adequacy, ability to resist longitudinal forces and compliance with the Contract Documents.

If construction or excavation require the removal of any existing privately owned facilities on the provided water easements, the contractor shall be responsible for coordinating with the owner and for reestablishing lawns, driveways, parking lots, etc., at unit bid prices.  Any restorative work will be completed as soon as practicable after the installation, but in no case shall the period of time exceed 2 weeks.

Add the following to the third sentence of the third paragraph:  "or so proper alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled."

Add the words "and incidental" between the words "subsidiary" and "item" in the fourth paragraph.

Add the following to the eighth paragraph:  Concrete thrust blocks or tie back rods of the type shown on the plans shall be installed where the pipe line terminates or changes alignment, utilized a tee, cross, bend, reducer, or similar fitting. Either poured-in-place or precast thrust blocks are acceptable if the minimum base area is sufficient as shown on the plans.  Concrete for the thrust blocks shall be Class A.  If the Contractor elects to use poured-in-place thrust blocks, all pipe and fittings exposed to concrete shall be double wrapped with 4-mil Visqueen or equal, prior to placement of the concrete.  Poured-in-place thrust blocks shall be cured a minimum of 7 days prior to the application of any hydraulic loads.

Final Acceptance.  The Contractor shall, upon completion of all work involved, notify the Engineer in writing of completion and request a pre-final inspection of the project. This inspection will be performed in the presence of the Engineer, AWWU, and the Contractor. Copies of a list of deficiencies, if any, indicated by this inspection will be furnished to the Contractor for remedial action.  When all corrective action has been completed, the Contractor shall notify the Engineer, and an acceptance inspection will be performed.

627-3.02  Installation of Conduit.  Add the following to the second paragraph:  However, at a sufficient distance prior to encountering a known obstacle or tying into an existing pipe, the Contractor shall expose and verify the exact location of the obstacle or pipe so proper alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled.  The costs incurred for removal and realignment of backfilled conduit sections due to improper verification methods shall be borne by the Contractor.

Delete the eighth paragraph and substitute the following:  Deflections from a straight line or grade, as required by vertical curves, horizontal curves, or offsets shall not exceed 50 percent of the manufacturer's recommended maximum deflection.  If the alignment requires deflection in excess of the above limitations, the Contractor shall furnish special bends to provide angular delections within the limits allowable.  Wherever possible, the Contractor shall achieve the desired deflection by taking advantage of reduced deflections over multiple joints.  Short-radius curves and closures shall be formed by shorter lengths of pipe, bevels, or fabricated specials.

A maximum 0.2-foot deviation from design alignment and elevation will be allowed.  Both line and grade shall be checked and recorded in a field book for each piece of conduit and appurtenance installed.  All adjustments to line and grade shall be done by scraping away or filling the earth under the body of the pipe and not by blocking or wedging up.

The Contractor shall have survey instruments such as transit and level for transferring alignment and grades from offset hubs.  He shall also have in his employ a person who is qualified to use such instruments and who shall have the responsibility of placing and maintaining such construction guides.  The Contractor shall furnish to the Engineer a copy of the surveyor's record notes for the newly-installed conduit and appurtenances.  The practice of placing backfill over a section of conduit to provide a platform for the instruments shall be subject to the approval of the Engineer.

Conduit that has the grade or joint disturbed after laying shall be taken up and relaid.  Water shall be kept out of the trench until the jointing is completed

Add the following:

Conduit Joints.  Conduit that has the grade or joint disturbed after laying shall be taken up and relaid.  Water shall be kept out of the trench until the jointing is completed.

The Contractor has the option of using either mechanical or push-on joints for conduit installed in trenches, except in those areas where restrained joints are required.  All joints shall conform to the requirements of AWWA C-600.

The Contractor will be required to use mechanical joints on all fire hydrant leads.  The Engineer may check any or all mechanical joints to assure proper torque as specified by the manufacturer.

Two electrical continuity straps shall be installed on each side joint for pipes less than 12-inches in diameter.  Straps are to be welded to a clean, dry surface.  All welds and uncoated surfaces shall be coated with a coal tar pitch to the satisfaction of the Engineer.

Conduit Wrap:  The outside of all ductile iron and cast iron pipe, fittings, valves and other appurtenances used in water line construction  shall be encased with one (1) layer of 8-mil thick (0.2mm) polyethylene film.  The polyethylene encasement shall be installed using any the following three methods:

Method A.

1.	Cut  polyethylene  tube  to  a  length approximately 2-feet longer than the length of the pipe section.  Slip the tube around the pipe, centering it to provide a 1-foot overlap on each adjacent pipe section and bunch it accordion-fashion lengthwise until it clears the pipe.

2.	Lower the pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at the joints to facilitate installation of the polyethylene tube.

3.	After assembling the pipe joint and testing the bonded joint, make the overlap of the polyethylene tube.  Pull the bunched polyethylene from the preceding length of pipe, slip it over the end of the new length of pipe, and secure in place.  Then slip the end of the polyethylene from the new pipe section over the end of the first wrap until it overlaps the joint at the end of the preceding length of pipe.  Secure the overlap in place.  Take up the slack width to make a snug, but not fit along the barrel of the pipe, securing the field at quarter points.

4.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Method B.

1.	Cut  polyethylene  tube  to  a  length approximately 1-ft shorter than that of the pipe section.  Slip the tube around the pipe, centering it to provide 6-inch of bare pipe at each end.  Take up the slack width at the top of the pipe to make a snug, but not tight, fit along the barrel of the pipe, securing the fold at quarter points; secure the ends as described in Method A.

2.	Before making up a joint, slip a 3-ft length of polyethylene tube over the end of the preceding pipe section, bunching it accordion-fashion lengthwise.  After completing the joint, pull the 3-ft length of polyethylene over the joint, overlapping the polyethylene previously installed on each adjacent section of pipe by at least 1-ft; make each end snug and secure as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Method C.

1.	Cut polyethylene sheet to a length approximately 2-ft longer than that of the pipe section.  Center the cut length to provide a 1-ft overlap on each adjacent pipe section, bunching it until it clears the pipe ends.  Wrap the polyethylene around the pipe so that it circumferentially overlaps the top quadrant of the pipe.  Secure the cut edge of polyethylene sheet at intervals of approximately 3-ft.

2.	Lower the wrapped pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at joints to facilitate installation of the polyethylene.  After completing the joint, make the overlap and secure the ends as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Thrust Restraint.  Concrete thrust blocks, tie back rods or restrained joints of the type shown on the plans, or specified herein, shall be installed where the pipe line changes alignment utilizing a tee, cross, bend, or similar fitting.

Conduit ends left for future connections shall be plugged or capped and anchored as shown on the plans, or as directed by the Engineer.

627-3.04.  Add the following:  Valves shall be installed where shown on the plans.  Valves shall have the interiors cleaned of all foreign matter before installation.  If the valve is at the end of the line, it shall be plugged prior to backfilling.  The valve shall be inspected by AWWU's representative, in the open and closed positions to ascertain that all parts are in good working condition.

627-3.05.  Delete the first paragraph and substitute the following:  Valve boxes shall be installed over the valves as shown on the plans, with base section centered over the operating nut of the valve and resting on well compacted backfill.  Top section shall be so set as to allow equal movement above and below finished grade, final elevation to be 1/4-inch below finished grade of pavement unless otherwise directed.  Top of base section shall be approximately on line with nut at top of valve stem, and the entire assembly shall be plumb.

Add the following after the second paragraph:  In areas where running sand is encountered, provisions shall be made to restrict sand from entering the bottom section of the valve box.

The Contractor shall expose all valve boxes for pre-final and final inspection.  After final inspection of the valves located in unpaved areas, sawdust shall be poured directly over the valve box lid and covered with gravel to facilitate location in the future.

627-3.06  Testing Water System.  Delete in its entirety and substitute the following:  The Contractor shall notify the Engineer in writing 48 hours in advance (two working days) prior to any test.  AWWU and the Engineer shall be present during all tests.  Two (2) hours notice in advance of the scheduled time shall be given to the Engineer if the test is to be postponed or cancelled.

1.	Flushing.  All flushing shall be coordinated with AWWU.  All newly-laid water conduit, except the 30-inch line, shall be "open-bore" flushed to remove any foreign matter to the satisfaction of AWWU.  A detailed plan for cleaning of the lines shall be submitted to the Engineer for review and approval prior to commencement of work.

"Open-bore" flushing shall be accomplished prior to hydrostatic testing and disinfection at all extremities including all stubouts and dead-ends. The Contractor shall furnish, install and remove all fittings and conduit necessary to perform the flushing.  Under no circumstances will "open-bore" flushing through hydrants or reduced outlets be permitted.

All flushing of newly-installed conduit shall be accomplished between the hours of 1:00 AM and 6:00 AM, unless otherwise authorized by AWWU.  Flushing shall be considered incidental to this work and no separate payment shall be made.

2.	Hydrostatic Testing.  A hydrostatic test shall be conducted on all newly-constructed water conduit, fire hydrant leads and stub-outs after "open-bore" flushing in the presence of the Engineer and AWWU in accordance with the requirements of AWWA C-600 unless hereinafter modified. The Contractor, at his option, may either use a pressure test or a leakage test.

The Contractor shall furnish all necessary assistance, equipment, labor, materials and supplies (except the test pressure gauge) necessary to complete the test to the satisfaction of AWWU.  The Contractor shall suitably valve off or plug the outlet to the existing or previously-tested water main at this expense, prior to making the required hydrostatic test.

Prior to testing, all air shall be expelled from the conduit. If permanent air vents are not located at all high points, the Contractor shall, at his expense, install corporation cocks at such points so the air can be expelled as the conduit is slowly filled with water.

Where any section is provided with poured-in-place concrete thrust blocks for fittings or hydrants, the hydrostatic test shall not be made until at least 7 days after installation of the thrust blocks unless otherwise approved by the Engineer.

No hydrostatic test section shall exceed 1000-feet unless approved by AWWU in writing. All main line valves, fire hydrant auxiliary valves, fire hydrant main valves and plugs shall be tested.  All intermediate valves within the section being tested will be fully closed and reopened as directed by the Engineer during the actual test. Only static pressure will be allowed on the opposite side of the end valves of the section being tested.

All hydrostatic testing will be performed through test copper. Use of fire hydrants and service connections for testing will not be allowed.

The hydrostatic pressure shall be a minimum of 150 psi, and the duration of each hydrostatic pressure test shall be 30-minutes. After the required test pressure has been reached, the pumping will be terminated. If the pressure remains constant for 30-minutes without the aid of a pump, that section of the conduit will not be subjected to any further hydrostatic tests.

If a hydrostatic pressure test fails on any section, the Contractor has the option to perform a leakage test on that section. AWWU will furnish the test gauge and measuring device, and the Contractor shall furnish all other necessary assistance, equipment, labor, material and supplies to conduct the test.

Leakage for a newly-installed conduit is determined by the following formula:

L = (ND) P0.5  where:

7400

L = Allowable leakage in

gallons per hour

N = Summation of mechanical

and push-on joints in

length of pipe tested

D = Diameter of conduit in

inches

P = Test pressure in pounds

per square inch

The duration of each leakage test shall be 2 hours and during the test, the conduit shall be subjected to the constant test pressure as defined above. The test pump shall be valved to insure that constant test pressure is maintained throughout the test and all excess water will be returned to a storage tank.  If the pressure decreases below the required test pressure during the 2-hour period, the preceding portion of that test shall be declared void.

Cracked or defective conduit, gaskets, mechanical joints, fittings, valves or hydrants discovered as a consequence of the hydrostatic tests shall be removed and replaced with sound material at the Contractor's expense. The test shall then be repeated until the results are satisfactory.

In the instance where connection is made to a presently installed water conduit a new valve shall be installed on the connection.  The Contractor shall suitably seal off the outlet leading to the presently installed conduit prior to making the field tests.

3.	Continuity Tests.  The Contractor shall perform electrical conductivity tests on all mains less than 12-inches in the presence of the Engineer and AWWU.  The Contractor shall maintain a circuit of 600 amperes DC current for a period of 15-minutes.  Input current shall not exceed 10 percent of the return circuit.  All equipment necessary to maintain the circuit shall be supplied by the Contractor.

All continuity tests will be through wires brought to the surface or through 3/4-inch, minimum, copper pipe connected to the main.  The use of fire hydrants and valves, as substitutes for wires will not be accepted.  All wires brought to the surface to complete the continuity test shall be removed to a depth of 2-feet below finished street grade upon completion of the tests.

627-3.07  Disinfection of Waterlines.  Delete paragraphs 1 thru 4 and add the following:  This subsection applies to the disinfection of all portions of the water system, including all valves and stops and any portion of the existing connection system that might have become contaminated during construction activities.  Disinfection shall be accomplished after completion of pressure and/or leakage tests in compliance with AWWA C-601, Disinfecting Water Mains.

Chlorine shall be used for disinfection, and shall be applied only by one of the following methods:  (1) liquid chlorine gas and water mixture, (2) direct chlorine gas feed, or (3) calcium hypochlorite and water mixture. Calcium hypochlorite shall be comparable to commercial products known as HTH, Perchloren or Machochlor. The chlorinating agent shall be applied at the beginning of the section adjacent to the feeder connection, insuring treatment of the entire line. Water shall be fed slowly into the new conduit with chlorine applied in amounts to produce a dosage of forty (40) ppm to fifty (50) ppm. Application of the chlorine solution shall continue until the required dosage is evident at all extremities of the newly-laid conduit.

Chlorine gas-water mixture shall be applied by means of a solution-feed chlorinating device. Chlorine gas shall be fed directly from a chlorine cylinder equipped with a suitable device for regulating the rate of flow and effective diffusion of gas within the conduit. Calcium hyprochlorite shall be injected or pumped into the water conduit. During the chlorination process, all intermediate valves and accessories shall be manipulated so that the strong chlorine solution in the conduit being treated will not flow back into the conduit supplying the water. Hydrostatic testing of water conduit containing the chlorine mixture will not be allowed.

A residual of not less than five (5) ppm chlorine shall be produced in all parts of the water conduit and retained for a minimum period of 24 hours, after which it shall be flushed from the conduit at its extremities until the replacement water tests are equal chemically and bacteriologically to those of the permanent source of supply.  In no instance will a water conduit be chlorinated before "open-bore" flushing.

CHLORINATION

Conduit Diameter      Dosage (oz. per 100 feet)

6-inch                     1.35 oz

8-inch                     2.75 oz

10-inch                     4.30 oz

12-inch                     6.19 oz

16-inch                    11.00 oz

The above table is to be used as a guide for chlorinating mains by the calcium hypochlorite and water mixture method. The given dosage per 100 feet results in a chlorine solution of forty (40) to fifty (50) ppm.  This dosage takes into account that Contractors most frequently use granular HTH, which is 65 percent pure.  If another chlorinating agent is used, the dosage must be adjusted.  Caution should be exercised against producing too high a concentration of chlorine in the conduit.

After completion of all testing, all test and air vent copper pipe shall be removed and the corporation cock closed at the main in the presence of the Engineer and AWWU.

627-3.08  As-Builts of Plans and Working Drawings.  Add the following subsection:  A complete and accurately dimensioned record of all deviations, deletions, additions and alterations from and to the contract plans and specifications shall be maintained by the Contractor to indicate the work as actually installed.  This as-built information shall be recorded on a print of the plans affected and on the applicable pages of the specifications with supplementary notes.  This record set of plans and specifications shall be kept by the Contractor showing record conditions of all conduit and appurtenances installed.  Conduit and appurtenances shall be referenced by stationing, showing design line and grade, and as-built line and grade.

When the water system is completed, the Contractor shall certify the accuracy of the construction survey notes and of each revision on the plans and in the specifications by written signature endorsement, and deliver them to the Engineer prior to final acceptance of the system by the owning Utility.

627-4.01  Method of Measurement.  Delete Subparagraph 1 and 5 in their entirety and substitute the following:

1.	Water Conduit.  Measurement for water conduit with appurtenances shall be per linear foot of horizontal distance of the various sizes and classes furnished and installed as set forth in the Bid Schedule.  Measurement will be from station to station as staked in the field and as shown on the plans, except where the grade exceeds 25 percent, in which case measurement will be by actual conduit length.  Fittings, tees, reducers, crosses, bends, couplings, etc., for water conduit shall be included in the linear foot cost of the water main.

5.  Valves, Valve Boxes and Markers.  The quantity to be paid shall be the actual number of valves, including boxes and marker posts, of each class and size furnished, installed, and accepted.

627-5.01  Basis of Payment.  Add the following:  The unit bid prices will include all necessary excavation to plan grade, and backfill of native materials outside the normal lines of the roadway structural section.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(1), Common Excavation.  Backfill to replace unsuitable material will be paid under Item 203(6-A), Borrow, Type A.

Add the following Pay Item:

Pay Item No.           Pay Item            Pay Unit

627(16)    Water Line As-Builts          Lump Sum

SECTION 639

DRIVEWAYS

Special Provisions

639-3.01  Basis of Payment.  Add the following:  Payment for public approaches will be made under the following:

Pay Item No.        Pay Item          Pay Unit

639(3)        Public Approaches      Each

(9/1/89)

SECTION 641

TEMPORARY EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01 Description.  Add the following: Silt fence shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of Subsection 107-1.11, Protection and Restoration of Property and Landscape.  Additional silt fencing may be required at any upland site as directed by the Engineer.

641-1.03 Materials.  Add the following subsection:  The silt fence filtration material shall meet the following minimum requirements:

Equivalent Opening Size (EOS)

U.S. Standard Sieve					   COE CW02215		   30-100

Mullen Burst Strength					   ASTM 	D-3786	   200 psi

The silt fence support framework shall be finished 4 x 4-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, or other posts capable of supporting the installation, as approved by the Engineer.

641-2.01 Construction Requirements.  Add the following:  The Contractor shall be responsible for the containment, cleanup, and disposal of all construction-related discharges of petroleum fuels, oil, and/or other hazardous substances to the land and water.  The temporary erosion and pollution control plan shall address the measures the Contractor shall implement in the containment, cleanup, and disposal of such substances as well as the methods to be utilized for disposing of waste oil or other hazardous substances generated by construction equipment or activities.  The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.  The plan shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

The Contractor shall immediately notify the Engineer of any construction related discharge of oil and/or other hazardous substances to the land or water.  Should any suspected hazardous substance be discovered during construction, work which would disturb the substance shall stop and the Engineer immediately notified.

The silt fence shall be installed at locations and as detailed on the plans immediately prior to any work that might cause contamination.  Supplemental fencing may be required depending upon conditions and weather encountered.  The fabric fence shall be hung on a temporary framework imbedded into the ground a sufficient depth to support the system.  The bottom of the fence shall be anchored either with sandbags filled with clean coarse gravel, or by extending the fabric into a trench and backfilling the trench to secure the bottom of the silt fence.  Top of silt fence will be a minimum of one foot above Ordinary High Water where fence is installed in a waterbody.  Upon completion of work in the waterbody, the area behind the fence shall be allowed to settle the suspended material for a minimum of two (2) days before the silt fence is removed.  Top of silt fence will be a minimum of one foot above ground surface where fence is installed in wetlands.  The fences shall be slowly rolled and disposed of off the project upon completion of construction of each site.

641-2.02  Best Management Practices.  Add the following subsection:  Erosion and sediment control measures are more easily accomplished if construction operations are properly scheduled.  Operation should be planned, when possible, for that time of year when potential for erosion is low.

There are a number of factors to consider and operations to schedule in the development of an acceptable Work and Erosion Control Plan.  These include, but are not necessarily limited to the following:

1.	Clearing by cutting, slashing and disposing of the trees and other debris.

2.	Installation of temporary erosion and sediment control measures on the downhill side of the construction work area before building the embankment or excavating a slope.

3.	Construction of temporary drainage ditches to convey off-site drainage through the work area and diversion of the flow before excavating for the permanent drainage structure.

4.	Installation of all erosion and sediment control measures at the toe of embankment and excavation operations.  Silt fences are a structural method for providing temporary erosion and sediment control.  A silt fence is a vertical barrier composed of wood or metal fence posts on which a filter fabric is attached.  They are used to trap sediment before it leaves the construction area.  It detains construction runoff, allowing sedimentation while also filtering the water.  Silt fences are used along the toe of fills, on the downhill side of large, through-cut areas, along streams, and at natural drainage areas to reduce the quantity of sediment and flow velocities to downstream areas.

5.	Construction of the embankment in horizontal lifts, providing protection from erosion by temporarily or permanently mulching and seeding the slopes in vertical increments, preferably of no more than 10-feet.  Keep the top of the work area shaped and compacted so that surface water will run off without causing serious erosion should a storm occur.  At the end of each day's work or before a storm, berms and temporary downdrains must be constructed to control the release of on-site drainage.

6.	Excavation operations should be performed in the same manner as the embankment operation with the exception of slope drains and compaction.  This operation will release on-site drainage at a point where appropriate control measures have been installed.  The excavated slope must be finished as it is constructed and incrementally protected and seeded.

7.	Shape and compact the surface of the embankment or cut when the area reaches subgrade elevation.  Control surface runoff by berms and ditches and release through temporary pipes or ditches.  Detain sediment-laden runoff and trap sediment before releasing runoff from the construction area.

8.	Inspection and maintenance of each erosion and sediment control measure should be performed after each significant storm.  Silt fences should be inspected periodically for damage, such as tearing by wind, animals or equipment, and for the amount of sediment which has accumulated.  Removal of the sediment is generally necessary when it reaches half the height of the silt fence.  In situations where access is available, machinery can be used; otherwise it must be removed manually.  The key elements to remember are:

a.	The sediment deposits should be removed when heavy rain or high water is anticipated.

b.	The sediment removed should be placed in an area where there is little danger of erosion.

The silt fence should not be removed until adequate vegetative growth insures no further erosion of the slopes.  Generally, the fabric is cut at ground level, the wire and posts removed, and the sediment spread, seeded, and protected (mulched) immediately.

641-3.01  Method of Measurement.  Add the following:  Silt fence will be measured by the linear foot along the top of the fence.  A change order will not be required to initiate work for silt fences.

641-4.01  Basis of Payment.  Add the following:  Payment for item 641(2), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, and remove the silt fence in accordance with these specifications.

Payment will be made under:

Pay Item No.           Pay Item           Pay Unit

641(2)              Silt Fence         Linear Foot

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix B.

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  Traffic Control Plan.  Add the following to the third paragraph:  All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Safety Supervisor.

643-2.01  Materials.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8-feet.

Delete numbered paragraph 8. in its entirety and substitute the following:

8.  Work Zone Pavement Markings.  Work zone pavement markings shall be either paint conforming to Section 708, Paints, preformed pavement markings (removable or non-removable) or temporary raised pavement markers conforming to Section 712, Miscellaneous.

643-3.03  Public Notice.  Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  All advertisements shall be published in the first section of the Anchorage Daily News and the Anchorage Times newspapers.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

643-3.04  Traffic Control Devices.

Delete numbered paragraph 4. in its entirety and substitute the following:

4.  Work Zone Pavement Markings.  Work Zone Pavement Markings shall be installed in accordance with the Alaska Traffic Manual and shall consist of either Temporary Pavement Markings or Permanent Pavement Markings.

Permanent or Temporary Pavement Markings shall be placed before opening the traveled way to public traffic on all new and overlay Hot Asphalt Concrete Pavement, Seal Coat and Surface Treatment projects, or whenever pavement delineation has been obliterated or worn off (centerline or lane lines).

Conflicting pavement markings shall be removed in accordance with Section 670, Traffic Markings.  Removal shall be by burning, grinding, sandblasting or other approved method.  Painting over existing striping does not meet the requirement for removal.  Construction shall be staged so that no traffic is routed over conflicting final markings.

All permanent pavement markings shall be complete before work is suspended for winter or other extended periods of time.  They shall be applied at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan or directed by the Engineer.  Lines and markings to be replaced at their existing locations shall be referenced by the Contractor, at his expense, prior to performing any work that may disturb them.

Temporary Pavement Markings shall consist of marking the work zone in accordance with this subsection, the traffic control plans, and Parts III and VI of the Alaska Traffic Manual.

All paved temporary pavements, detours or interim lifts shall be marked as though a permanent condition before being opened to public traffic.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used on final pavement.  They shall be completely removed and disposed of when the permanent markings are placed.  They shall not be used during snow conditions.

Temporary Pavement Markings will be required for long term operations.  Long term operations are those that last longer than two weeks and will continue until the permanent pavement markings are installed.  No exceptions to the requirements of the Alaska Traffic Manual for permanent pavement markings are allowed.

Temporary Pavement Markings will be required for short term operations.  Short term operations are those that will last longer than one continuous work shift and will continue for a time period not to exceed two weeks following the completion of the mainline paving.  Temporary pavement markings for short term operations shall conform to the requirements of the Alaska Traffic Manual for permanent pavement markings with the following exceptions:

a.	Broken line pavement markings shall conform to Table 643-1, Short Term Markings.  This applies to  both white lane lines and yellow center lines.

b.	For Seal Coat and Surface Treatment over an existing pavement surface, the temporary raised pavement markers shall be installed prior to the application of the asphalt surface material and cover coat.  After application of the asphalt and cover coat material the vinyl protective cover shall be removed to expose the retroreflective surfaces of the markers.  The temporary pavement markers shall be installed so that the foot of the marker unit is facing the direction of the approaching distributor.

Permanent pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days.  Permanent pavement markings shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline seal coat or surface treatment.

c.	No-passing zones shall be identified with R4-1, DO NOT PASS and R4-2, PASS WITH CARE signs until permanent no-passing markings can be placed.  The signs shall be supplemented with an 18 inch x 18 inch, minimum size, fluorescent red-orange flag mounted above the signs.  The signs shall be mounted so that the bottom of the signs is at least 5 foot above the adjacent roadway.

d.	It will not be necessary to install arrows, legend, stop lines or crosswalks, railroad crossings, and right edge line markings.  Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps.

All other types of markings are required.  These include channelizing lines and gore area outlines.

Temporary Pavement Markings may not be required for construction activities that will be completed within one continuous work shift if the roadway is adequately delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.  The Engineer shall be the judge as to the need for the Temporary Pavement Markings for these conditions.

TABLE 643-1

SHORT TERM MARKINGS

______________________________________________________________

|                  |     LENGTH OF       |       SKIP          |

|    MARKING       |     MARKINGS        |      SPACING        |

|    MATERIAL      |  NORMAL  |  SEVERE* |  NORMAL  |  SEVERE* |

|                  | CURVATURE| CURVATURE| CURVATURE| CURVATURE|

|                  |& TANGENTS|          |& TANGENTS|          |

|                  |          |          |          |          |

|    REMOVABLE     |          |          |          |          |

|PRESSURE SENSITIVE|    4'    |    2'    |    36'   |    18'   |

|  MARKING TAPE    |          |          |          |          |

|                  |          |          |          |__________|

|                  |          |          |          |          |

|    TEMPORARY     | 3 units  | 2 units  |          |          |

| RAISED PAVEMENT  |   @ 3'   |   @ 2'   |    34'   |    18'   |

|     MARKERS      | spacing  | spacing  |          |          |

|                  |          |          |          |__________|

*Severe Curvature:	When the degree of curvature is 15 or greater or when it is necessary for the motorist to reduce their speed 15 miles per hour below the 85th percentile or posted speed.

Add the following:  9.  Construction Equipment.  The Contractor shall address in an approved Traffic Control Plan any measures necessary to safely incorporate the travelling public with construction equipment not meeting the stipulations contained in Subsection 105-1.12, Load Restrictions. (7/11/88)

643-3.08  Construction Sequencing.  Delete this subsection in its entirety and substitute the following:  No traffic  movement delay, reduction in the number of lanes, or reduction in lane  widths, other than that described in the approved TCP, shall be allowed  during the peak traffic hours as described below:

1.	Sunday from 3:00 PM to Monday at 3:00 AM.

2.	Monday through Friday from 7:00 AM to 9:00 AM.

3.	Monday through Thursday from 4:00 PM to 6:00 PM.

4.	Friday from 3:00 PM to Saturday at 3:00 AM.

5.	Around any holiday as described below:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above  stipulations apply from 3:00 PM on the Friday before the holiday  to 3:00 AM on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply  from 3:00 PM on the Tuesday before the holiday to 3:00 AM on the  Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above  stipulations apply from 3:00 PM on the day before the holiday to  3:00 AM on the Monday after the holiday.

A portable concrete barrier will be required if an excavation or fill area, as described in Subsection 643-3.04(1), exists within 12 feet from the edge of a traveled way.

643-4.01  Method of Measurement.  Add the following to Item 1:  Permanent Construction Signing will be measured by the calendar day and shall consist of furnishing all labor, tools, equipment, signs, sign supports, and incidentals necessary to install and remove the Permanent Construction Signing Plan detailed on the Plans.  The quantity to be paid for shall be the number of calendar days the Construction Signing Plan is installed, accepted and maintained in place.

Delete the second sentence of the first paragraph under Item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted and maintained in place during the life of this contract.

Delete the fourth sentence of the first paragraph under Item 2.

Delete the last sentence of the first paragraph under Item 3. and replace with the following:  The quantities to be paid for shall be the number of hours or days that the setups are installed, accepted and maintained in place during the life of this contract.

Delete the last sentence under Item 6.

Delete Item 7 in its entirety.

643-5.01  Basis of Payment.  Delete Item 1., Seasonal Pavement Markings under the second paragraph.

Delete Pay Item 643(14), Seasonal Pavement Markings.

SECTION 644

SERVICES TO BE FURNISHED

BY THE CONTRACTOR

Special Provisions

644-2.01  Field Office.  Revise this subsection to read:  The project office shall have a minimum 3000 square feet of floor area, 100 square feet of window area, a thermostatically controlled interior heating system, and attached indoor plumbing.  There shall be adequate parking for a minimum of 30 vehicles.  The office shall be located within one (1) mile of the project and be made available for occupancy within 10 days of the receipt of Notice-to-Proceed through final acceptance.

644-2.02  Field Laboratory.  Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Modify the second paragraph to include the following:  The lab slab shall be 8 x 10-feet, and installed within an enclosed structure with an exhaust fan.

644-2.08  Water Sampling.  Add the following subsection:  Prior to initiating work around Conner's Bog Lake, the Contractor will be required to retain an independent test laboratory to obtain water samples at the locations directed by the Engineer.  These samples shall be tested for color, turbidity and suspended solids, in accordance with the Department of Environmental Conservation standards, and the results shall be transmitted directly to the Engineer.

During construction, samples shall be taken and tested at intervals as directed by the Engineer (ie: hourly, daily or weekly) depending on the adjacent operation.  After completion of the work final samples shall be obtained and tested.

644-3.01  Method of Measurement.  Add the following:  Water sampling will be reimbursed based on paid receipts for the authorized tests.

644-4.01  Basis of Payment.  Add the following:  Payment for water sampling will be made on the receipts for authorized samples plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to obtain samples and have tests performed.  A change order will not be required to initiate water sampling.

Payment will be made under:

Pay Item No.        Pay Item             Pay Unit

644(7)         Water Sampling       Contingent Sum

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  Description.  This Training Special Provision is in implementation of 23 US Code 140(a).

As part of the Contractor's equal employment opportunity affirmative action program, the Contractor shall provide on-the-job training aimed at developing full journeymen in the type of trade or job classification involved.  The number of trainees to be trained under this contract is two.

645-2.01  Objective.  Training and upgrading of minorities and women toward journeyman status is a primary objective of this program.  Accordingly, the Contractor shall make every effort to enroll minority trainees and women to the extent that such persons are available within a reasonable area of recruitment and will be responsible for documenting such efforts in order to demonstrate compliance with this Training Special Provision.  This training commitment is not intended, and shall not be used, to discriminate against any applicant for training, whether a member of a minority group or not.

645-3.01  General.  The Contractor shall determine the distribution of the required number of trainees among the various work classifications based on his needs and the availability of journeymen within a reasonable area of recruitment.

It is the intention of these provisions that training is to be provided in the construction crafts rather than clerk-typists and secretarial-type positions.  Training is permissible in lower level management positions such as office engineers, estimators, timekeepers, etc., where the training is oriented toward construction applications.  Training in the laborer classification may be permitted provided that significant and meaningful training is provided and approved.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Reimbursement for offsite training indicated above may only be made to the Contractor where he does one or more of the following and the trainees are concurrently employed on a Federal-aid project; contributes to the cost of the training, provides the instruction to the trainee or pays the trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship of training.

Prior to award of the contract, the Contractor shall submit his training proposal for approval, indicating the number of trainees to be trained in each selected classification and the training program to be used.  Furthermore, the Contractor shall specify the starting time for training in each of the classifications.  To this end, completed certification forms, appropriate to the classifications selected, shall be submitted for each trainee.

1.	Trainees in apprenticeship programs currently approved by the U.S. Department of Labor shall be entered on Form 25A311 "Contractor's FHWA Apprenticeship Certification."

2.	Trainees not in approved apprenticeship programs, including laborers and teamsters, shall be entered on Form 25A310 "Contractor's FHWA OJT Certification."  These trainees shall receive at least 500 hours training on the project.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor and approved by the Department.  The Department shall approve any program which will reasonably qualify the trainee for journeyman status in his classification by the end of the overall training program, and which conforms to the Contractor's equal employment opportunity obligations.  Existing approved programs shall be considered acceptable except in those cases where the Department has determined that the program is not being administered in a matter consistent with the equal employment obligations stipulated in Federal-Aid provisions.

It is normally expected that a trainee will begin his training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist in his work classification or until he has completed his training program.  It is not required that all trainees be on board for the entire length of the contract.  A Contractor will have fulfilled his responsibilities under this Training Special Provision if he has provided acceptable training to the number of trainees specified.

If, in the judgement of the Contractor, a trainee becomes proficient enough to qualify as a journeyman before the end of the prescribed training period, and the Contractor so employs such trainee, the individual training program will be considered completed.

The Contractor shall furnish each trainee a copy of the program he will follow during training on the project, and with a certification showing the type and length of training satisfactorily completed.  No employee shall be employed as a trainee in any classification in which he has successfully completed a training course leading to journeyman status, or in which he has been employed as a journeyman.

The Contractor shall advise all employees and applicants for employment of available training programs and entrance requirements for each.

The Contractor shall periodically review the training and promotion potential of minority group and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each trainee.

645-3.02  Wages.  Trainees will be paid at the journeyman's rate unless apprentices or trainees are in an existing U.S. Department of Labor, Bureau of Apprenticeship and Training approved program.  In that case, the appropriate journeyman rates specified in the contract approved by the U.S. Departments of Labor or Transportation in connection with the existing program shall apply to all trainees being trained for the same classification who are covered by this Training Special Provision.

To register a training program contact:

Bureau of Apprenticeship and Training

222 W. 7th Avenue, #37

Anchorage, Alaska  99513-7580

(907) 271-5035

645-3.03  Subcontracts.  In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the trainees are to be trained by the subcontractor.  Any such subcontracts shall include the appropriate training provisions and pay item.  However, primary responsibility for meeting the training requirements imposed remains with the Contractor.

645-4.01  Method of Measurement.  The Contractor will be credited for each approved trainee employed by him on the project and reimbursed on the basis of man-hours worked, as listed in the certified payrolls.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  Basis of Payment.  Payment will be made at the contract unit price for each accepted man-hour of training performed.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment may be made for training persons in excess of the number specified herein, when approved by the Engineer.

Payment will be made following completion of each approved training program.  No payment will be made to the Contractor if he fails to provide the required training or fails to hire the trainee as a journeyman upon completion of the program, and if such actions indicate a lack of good faith in meeting these requirements. (8/1/88)

Payment will be made under:

Pay Item No.          Pay Item           Pay Unit

645(1)         Training Program       Man-Hour

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.01  Description.  Add the following:  Item 660(11), Modifications to Hightower Lighting System, shall consist of all work required to:  remove the existing hightower electrolier located within the southeast loop ramp, from its foundation, store it in a safe location, extend the existing pipe pile foundation to finished grade, reset the pole, and make it operational.  This work shall only be accomplished if the grade is raised at the pole location.  If so, the work shall be scheduled so the hightower lighting assembly is not out of operation for a period longer than one week.

660-1.05  Maintaining Existing and Temporary Electrical Systems.  Delete this subsection in its entirety and add the following:  The Contractor shall provide all work required to maintain the existing and temporary:  traffic signal, highway lighting, flashing beacon, and sign illumination systems.  They shall be kept in effective operation during the progress of the work, except when shutdown is permitted to allow for alterations or final removal of the systems.  Systems shall be considered in effective operation when there are no damaged, inoperative, or malfunctioning components, and they operate as designed.  The State will pay for all electricity required for the operation of the systems, if they are in effective operation and the public benefits from their operation.  Replacement equipment shall be compatible with existing equipment used in the Region.

The Contractor shall also provide all work to retain the existing and temporary:  traffic signal, highway lighting, flashing beacon, and sign illumination systems.  Signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets shall be relocated or replaced whenever they are closer than 6-feet to the travelled way.

During the various phases of construction, the Contractor shall shift the signal heads as required so they are aligned both horizontally and vertically with the approaches in accordance with the following:

1.	For a signal mounted overhead, the height above the travelled way to the bottom of the signal shall be at least 17.5 to no more than 19.0-feet.

2.	For a side mounted signal, the height above the travelled way to the bottom of the signal shall be at least 9 to no more than 11-feet.

3.	An overhead signal controlling a single lane shall be in line with the center of the lane.

4.	The overhead signal controlling two lanes and each of the two overhead signals controlling three lanes shall be in line with the stripe separating the lanes.

5.	If, when the travelled way is moved, the side mounted far right signal head is located such that the horizontal angle to it from the center of the farthest left through lane at the stop bar exceeds 20 degrees, then it shall be moved to an overhead location.  If there are two or three through lanes, then all overhead signal heads shall be realigned so that one is centered over each lane.  If there is one through lane, then the former side mounted signal head shall be located 8 feet to the right of the existing overhead signal.

6.	For a pedestrian signal, the height above the travelled way to the bottom of the signal shall be at least 7 to no more than 9 feet.

7.	All signal heads shall be aimed so they conform with Subsection 660-4.01, Installation Details.

Signal system shutdowns shall be limited to periods during normal working hours as specified in Section 643, Traffic Maintenance, during which flag control shall be used.  Lighting system shutdowns shall not interfere with the regular lighting schedule.  Local traffic enforcement and maintenance agencies shall be notified prior to any shutdown of a traffic signal system.

When the Contractor begins work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include repair or any damage prior to the date of the transfer of maintenance responsibility.  Therefore, before commencing work on the project, the Contractor should inventory the condition of the existing equipment and present written documentation of all damaged, inoperative, and malfunctioning electrical equipment.  This equipment shall be inspected jointly by the Engineer and the Contractor.  If the Contractor begins work before he provides the Engineer with an inventory, he waives the right to claim extra compensation when any component is later found to be damaged, inoperative, or malfunctioning.

At the Preconstruction Conference  the Contractor shall furnish the Engineer with the name and phone number of the person responsible for maintaining existing and temporary electical facilities.  This person shall be available at all times until the date of Acceptance for Traffic and Maintenance and have access to all labor, materials, and equipment required to complete any repair.

Repair work on traffic signals shall begin within one hour of notification.  If repairs are not completed as required, then the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor.  The Contractor shall maintain a hand printed record of all work performed on the signal system in the diary found in each controller cabinet.  Each entry shall include the following:

1.	The date(s) and time(s) the changes or maintenance  operations began and were completed, and the names  of the crew members completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the changes or performing maintenance.

The Contractor shall ascertain the location of existing conduit runs, buried cables, junction boxes, and all underground utilities before using equipment that may damage such facilities or interfere with any system.

Where roadways are to remain open to traffic and existing lighting systems are to be modified, the Contactor shall energize the modified circuit by sunset on the same day he retires the original circuit.

Where an existing system is being modified, work not shown on the plans or specified in the Special Provisions which the Engineer determines is necessary to keep all or any part of the existing system in effective operation will be paid for as extra work as provided in Subsection 109-1.05, Compensation for Extra Work.

When no longer required, the Contractor shall salvage all original and Department provided equipment in accordance with the plans and Subsection 660-6.07, Salvaging Electric Equipment, and remove all other materials used in the temporary systems from the project.

660-1.05(A)  Temporary Signal Systems.  Add the following subsection:  The Contractor shall provide temporary signalization at the intersection of Raspberry Road with Minnesota Drive.  At no time shall this intersection operate in an unsignalized mode, except for shutdown due to change over from the existing system to a temporary system, and from the temporary system to a permanent system.

A plan for the temporary signal system shall be submitted to and approved by the Engineer prior to implementation.  The temporary signal plan shall equal or exceed the system being replaced or modified.  That is, the plan shall not downgrade the number of signal heads, signal phases, pedestrian push-button, etc.

The Contractor shall furnish and install all materials and miscellaneous hardware required to provide a functional traffic signal system.  All materials shall conform to the requirements of the plans and specifications.  Temporary equipment shall be compatible with existing equipment used in the Central Region.  Load centers shall be provided as required in Subsection 660-1.05(B), Temporary Illumination Systems.

The temporary signal system may consist of:  the existing systems, relocations of the component parts, guyed wood poles, or any portion of the permanent signal system.  Traffic signals may be suspended from messenger cables provided they are mounted by standard span wire hangers and secured with a second cable to prevent misalignment in a wind.  All signal faces shall be equipped with backplates and visors.  The signal faces of each phase with two or more faces shall be energized using two circuits, with each circuit wired with an IMSA 20-1 signal cable; splices shall be made only at the terminal blocks in the signal faces.  Sufficient signal cable slack shall be left at each pole to provide for drip loops and to allow realignment of each signal head.  Temporary controller assemblies may be mounted on Type III junction boxes while work is completed on the permanent systems.

Whenever a pole of the permanent signal system is included in a span wire signal system, the Contractor shall guy the pole and provide protective collars to prevent chafe damage.  Poles with breakaway bases shall not be included in a span wire supported signal system.

With the exception of the temporary signal at the Minnesota Drive/Raspberry Road intersection, no vehicle detection will be required in the temporary systems during the construction season after the existing loops are removed during normal construction.  At that time, the controller will revert to the pre-timed mode.  However, prior to the Department's acceptance of the signalized intersections for winter maintenance, vehicle detection shall be installed and working to the same extent as it was in the original and temporary signal systems prior to their removal.

660-1.05(B)  Temporary Illumination Systems.  Add the following subsection:  The Contractor shall provide illumination at all locations with preexisting lighting, at the locations specified in the Traffic Control Plans, at all intersections where temporary traffic signalization is specified to be provided, and at the following street intersections with Raspberry Road:  Carline Street, Timothy Street and Northwood Drive.  This work shall be provided during the life of the contract on all roadways open to traffic within the project limits.  The temporary lighting systems shall be operational by sunset on the same day the replaced system is retired, or the roadway is opened to traffic.

A plan for each temporary lighting system shall be submitted to and approved by the Engineer prior to implementation.  The temporary lighting plan shall equal or exceed the system(s) being replaced or modified, and at intersections, consist of a luminaire located on the far right for each through street approach and installed adjacent to the through street radius returns.  The through street is the street with the vehicular right-of-way; both streets shall be considered through at signalized intersections and four-way stops.

The Contractor shall furnish and install all materials and miscellaneous hardware required to provide a functional lighting system, including electrical load centers.  All materials shall conform to the requirements of the plans and specifications, except that the branch conductors may be triplex aluminum with messenger cable if they are installed overhead.  Illumination conductors shall be sized so the voltage at the most remote luminaire is not less than the minimum required for the ballast, as recommended by the manufacturer.  The Contractor shall install intermediate conductor and supports to energize luminaires at locations without electrical service.  Luminaires used in the system may be the existing fixtures or new fixtures with a light distribution compatible with the proposed lighting configuration.

The temporary lighting systems may consist of any of the following lighting pole types, or combinations thereof, provided the luminaires have a minimum 30 feet mounting height.  Mounting height is the difference in elevation between the luminaire refractor and the edge of travelled way at the same station.  The existing poles may be reused if they are not utility owned.  Any pole of the permanent lighting and temporary signal systems, and any Contractor supplied poles may be used in the temporary lighting system(s).  Contractor supplied poles may be wood, and shall meet AASHTO design criteria for 80 miles per hour wind.  All poles, except traffic signal poles, installed within the clear zone as defined in the plans or Chapter 11, Design, of the "Highway Preconstruction Manual, 1983", shall be provided with FHWA approved: slip bases, transformer bases, or frangible couplings.

The load centers to power the temporary lighting and signal systems may be the permanent installations, the existing installations, or temporary installations.  The existing load centers may be used only if they are scheduled to remain intact until completion of the project, and reused only if they are approved.  The Contractor shall provide approved temporary load centers with photoelectically controlled lighting circuits, whenever no load center is available for use or when an existing load center that is not approved is retired due to conflict with the work.  An approved load center is any load center UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "suitable for use as service equipment".  The Contractor shall provide all work to modify these load centers as required to provide functional temporary lighting and signal systems and to install them, completing all work in accordance with the NEC.

660-2.04  Poles, Steel Pedestals and Posts.  Add the following:  All poles shall be designed for 100 MPH wind speeds with gusts to 130 MPH.

660-2.09(A)  Wiring.  Add the following between the words "signal" and  "conductors" in the seventh paragraph:  ...and feeder...

660-2.10  Bonding and Grounding.  Add the following after the first paragraph:  All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed.

660-4.01  Installation Details.  Under loops, numbered paragraphs 7 and 9, change "660-2.08" to read "660-2.09(A)".

660-5.02  Backplates.   In the last paragragh, change "660-2.16" to read "660-2.15".

660-6.01  Luminaires.  Add the following paragraph:  No paint may be applied to the reflecting surface of luminaire reflectors.

Luminaires for lower mounting heights shall provide the following minimum initial average light levels and uniformities.  For computation purposes, it is assumed that area luminaires will be mounted on one side of the roadway and MC-3 luminaires will be mounted on both sides directly across from each other.

Lum   Road   Mtg  Spacing  Lum  Uniformity  Initial

Type  Width  Ht           Offset            Foot-

Candles

MC-3    70'   40'    200'     0      2.7:1    1.2

Area    38'  16.5'    28'    -8'     3.0:1    4.2

Luminaire Type Definitions:

MC-3	     Mastarm Mounted  Medium  Cutoff,  Type 3  as

defined   by  the  Illuminating  Engineering

Society (I.E.S.).

Area:	Luminaires for under bridge lighting (see  plans)

Hightower luminaires shall be an ANSI-IES medium cutoff type.  The ANSI-IES lateral distribution may be either type 2, 3, or 4 provided that the following initial light levels are achieved at the specified points and the light levels increase continuously from those points to the pole.  Four luminaires mounted at 150 feet shall produce the following intensities on a level plane.  Negative transverse distances indicate the house side of the luminaire.

Longitudinal           Transverse          Light Level

Distance              Distance         (footcandles)

275                   -150                 0.32

335                    150                 0.32

0                    -190                 0.32

0                     210                 0.32

Conformance of MC-3, Area, and Hightower luminaires with the photometric performance specifications will be determined through evaluation of photometric data generated by the State of Washington, Department of Transportation (WSDOT) Materials Laboratory.  Luminaires previously tested by the WSDOT Materials Lab that are identical to those specified (i.e. luminaire type, ballast type, lamp type, and lamp wattage) need not be submitted for testing.  No testing of offset luminaires will be required.

Contractor shall be responsible for shipping the fixtures to the laboratory and for picking them up after testing.  One sample of each luminaire type, including lamps, should be submitted to:

Mr. Dean Lokken

WSDOT Materials Lab

P.O. Box 167

Olympia, Washington 98504

Telephone Number: (206)753-2187

The test results shall include an isofootcandle plot, a coefficient of utilization curve, and the ANSI-IES luminaire classification of each luminaire submitted.  All data shall be based on the measured lumen output of each lamp submitted.  This data shall be sent directly from the test lab to:

Mr. James M. Childers, P.E.

Alaska DOT/PF

Traffic Engineering Section

P.O. Box 19-6900

Anchorage, Alaska 99519-6900

The test results shall be checked for conformance  with these specifications.  Luminaires shall not be furnished until the test results have been approved.

660-6.07  Salvaging Electrical Equipment.   Add the following to the first paragraph:  All equipment to be salvaged shall be delivered to the State Maintenance yard at 5700 E. Tudor Road, Anchorage.

Delete the first sentence of the fourth paragraph and substitute the following:  Unless otherwise specified, junction boxes (not including lids), underground conduit, conductors, foundations and detector loops not to be used in the new system, shall become the property of the Contractor and shall be removed from the highway right-of-way.  Junction box lids shall be salvaged to the State Maintenance Yard at 5700 Tudor Road, Anchorage.

660-6.08  High Tower Lighting System.  Add the following after the first paragraph of Part 3. Pole Specifications:  The joint areas of the sections of each high tower pole shall be cleaned and sealed.

Before reerecting the existing hightower pole, the Contractor shall remove the existing joint sealant from the pole, exposing the painted surface.

Before erecting the new poles, the splice areas of each overlap joint shall be sand, grit or metal blast cleaned to conform to the Structural Steel Painting Council's SSPC-SP-6 standard.  The cleaning shall extend from a line three inches above the top of the overlap area on the inside of the outer section to another line three inches below the overlap on the outside of the inner section.  The outside of the outer section from the bottom of the section to a line three inches above the bottom shall also be cleaned.

Sealant shall then be applied over the entire cleaned area (or painted area in the case of the existing pole).  The area to be sealed shall be dry and free of surface contaminants before sealing.  Sealant shall not be applied if the surface temperature is less than the manufacturer recommends, but in no case shall sealant be applied when the temperature is less than 5 degrees above the dew point.

After sealant application, the pole sections shall be assembled on the ground and pushed together with enough force to insure that there will be no additional settlement when the poles are erected.  The compression of the slip fit joints will insure that the sealant will not be ruptured due to the settlement of one pole section in relation to another after the sealant has cured.

After all joints have been compressed, a bead of sealant shall be applied to the crack between the two sections and finished to present a smooth, uniform surface.  The finished joint shall be air and water tight.  Care shall be exercised to insure that the sealant does not form a shelf or pocket where water will accumulate.

Joint sealant shall be of gun grade, flexible, non-shrinking, and resistant to weathering.  Sealant may be supplied as a single package or a two component sealant.  Two component sealant shall be packaged so that only enough material need be mixed at one time to complete all of the joints on a single pole.  No carryover of two-component mix will be allowed.  At 75 degrees F no sagging of the sealant shall occur after 24 hours have elapsed since application.  No loss of adhesion to steel shall occur within a temperature range of -60 to +120 degrees F.  In addition, the sealant shall meet the following physical requirements:

Pot Life @ 75 degrees F:      One Hour 	Minimum

Tack free time

@ 75 degrees F:             24 Hours Maximum

Flexibility:

24 hours @ 20 degrees F:	no cracking at 	either 24 hours @ 75 degrees F: temperature when wrapped around a one inch mandrel

The color of the sealant shall match that of the weathered finish of the poles.  A sample of the colored sealant shall be submitted to the Engineer for color acceptance at least two weeks prior to the start of sealing operations.

Delete the last paragraph.

660-7.01  Basis of Payment.  In the first paragraph, modify line eleven to read:  "involved in furnishing and installing, modifying, maintaining and".

Modify line twelve to add "pile foundations," after "concrete foundations".

Add the following new Pay Item:

Pay Item No.          Pay Item             Pay Unit

660(11)     Modifications for Hightower  Lump Sum

Lighting System

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

661-1.01  Description.  Add the following:  The existing load center to be replaced by load center "I", shall be removed and salvaged.

661-1.02  Equipment List(s) and Drawings.  Add the following subsection:  The Contractor shall submit for review and approval, within 30 days following award of the contract, 8 collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following.  The load center portfolio may also be included with the portfolio for 660 items.

1.	For materials on the Approved Products List:  a description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  catalog cuts that include the manufacturer's name, type of product, size, model number, conformance specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

661-2.01  Materials.  Add the following:  Type 1 load center cabinets shall be constructed similar to the section and elevations shown in the plans, and conform to the following requirements.  Slight variation in the dimensions is allowable, except in the anchor bolt template.

1.	The cabinet shall be constructed of zinc-coated A60 finish sheet steel per ASTM A525 with no external screws, bolts, or nuts.  The components shall have the following minimum thickness as measured by the United States Standard Gauge:  the exterior shell No. 12 gauge, the interior doors and panels No. 14 gauge, and the interior covers No. 16 gauge.

2.	The components shall be painted with a 2-part urethane paint undercoating inside and out.  The final finish shall be a 2-part urethane paint, standard white for removable panels and non-gloss silver-gray, closely matching Color No. 36622 of Federal Standard Specification No. 5950 for the enclosure.

3.	The service entrance section shall be isolated from the main load section and distribution load section by non-removable metal barriers, and shall be equipped with landing lugs for temination of service conductors.

4.	The cabinet shall be provided with internal mounting brackets sized for 1/2-inch anchor bolts for use with a standard mounting base assembly.

5.	All  doors   shall  be  equipped  with  continuous  stainless steel pin hinges, coin latches and hasp for padlock.  The meter section door shall have a clear polycarbonate resin window, 0.187" minimum thickness, with a minimum size of 10.0-inch x 10.0-inch, which shall be sealed with silicone.

6.	Each  completed  load  center  assembly  shall  be provided with an exterior name plate, safety labels, interior identification labels, wiring diagram, and installation instructions.

7.	When  two  type 1 load centers are to be installed adjacent to one another, furnish one cabinet with the load distribution section located on the left side.

When required, type 2 and 3 load center cabinets shall be sized and wired to serve the combination of highway lighting, traffic signal and thaw wire circuits shown in the plans.  Each cabinet shall be a single box, subdivided to form compartments as required, and constructed of formed and welded, code gauge steel, finished with gray baked enamel, electro-deposited on cleaned 	phosphatized steel and suitable for surface mounting.  A hinged lockable door with hasp shall be installed over each compartment.

The wiring configuration for each load center type shall be in accordance with the wiring diagram indicated on the load center detail sheet.  Circuit breaker ratings shall be as shown in the load center summary for each location.  Dead panels shall be indelibly labeled with the circuit number and the direction of the circuit run from the load center.

When the load centers are ready to be energized, the Contractor shall request and coordinate an electrical inspection of the load centers from the local authority having jurisdiction, allowing at least 5 working days before the inspection is needed.  The Contractor shall be present during the inspection to assist in accessing the cabinets and to answer questions.  The Contractor shall correct the deficiencies noted in each load center.

Payment of any fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection shall be considered incidental to the Section 661 items.

All breakers shall have an ampere interrupting capacity (A.I.C.) of 20,000 or greater, unless the Contractor can show that a short across the serving transformer would result in a lower current.

661-5.01  Basis of Payment.  Add the following:  Payment for the removal and salvage of the existing load center next to Northwood Street will be included in Pay Item 661(1), Load Center, Type 1.

Add the following Section:

SECTION 662

SIGNAL INTERCONNECT

Special Provisions

662-1.01  Description.  This item consists of all work required to furnish and install signal interconnect in conduit between the controller assemblies shown on the plans and along the route indicated, or as directed by the Engineer.

662-2.01  Materials.  These specifications and Section 660, Signals and Lighting, shall apply.  The interconnect cable shall conform to REA Specification PE-39.

Completed splices shall be encapsulated in waterproof reenterable type cases.  Acceptable splicing materials are listed in the REA Bulletin 344-2 entitled "Lists of Materials Acceptable for use on Telephone Systems of REA Borrowers".

All materials shall be submitted for review and approval per the requirements of Subsection 660-1.03, Equipment List and Drawings.

662-3.01  Construction Requirements.  The signal interconnect is comprised of cable, conduit, junction boxes, other necessary hardware required to complete the item, cable splicing, and the termination of conductors on terminal blocks.

Junction boxes shall be installed at all abrupt changes in conduit alignment and on a maximum spacing of 300-feet.  An abrupt change is defined as an angle point or curve with a delta angle greater than 45 degrees.  Junction boxes shall be Type 1A except when a splice has to be made in the interconnect cable.  All signal interconnect splices shall be made in Type II or III junction boxes, and completed in accordance with REA PC-2 for splicing telephone cables.  The Contractor may determine the locations for making signal interconnect splices, except that splices shall not be made at low points in the terrain or the bottom of sag vertical curves.  Splices in the interconnect cable will be kept to an absolute minimum, and approved by the Engineer beforehand.

The new controller assemblies shall be furnished with terminal blocks for the interconnect cable.

662-4.01  Method of Measurement.  Signal interconnect will be measured by the station, on the slope, from the center of junction box to center of the next junction box.

662-5.01  Basis of Payment.  The contract unit price per station for signal interconnect will be full compensation for furnishing all materials, labor, and equipment required to complete the work as specified.  Terminal blocks for the interconnect cable shall be paid under Item 660(1), Traffic Signal System Complete.  Payment will be made under:

Pay Item No.          Pay Item            Pay Unit

662(1)        Signal Interconnect       Station

SECTION 670

TRAFFIC MARKINGS

Standard Modifications

670-3.01  Construction Requirements.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)

Special Provisions

670-5.01  Basis of Payment.  Add the following:  Payment for removal of existing markings shall be included in item 670(6), Preformed Pavement Markings.

Add the following Section:

SECTION 681

ELECTRICAL POWER RELOCATION

Special Provisions

681-1.01  Description.  The Contractor shall be responsible for furnishing all labor, equipment and materials necessary to install electrical duct banks, both concrete encased and sand bedded, manhole extensions (vaults), and transformer pads for Chugach Electric Assocation (Chugach).  The electrical duct banks will consist of multiple conduits of the number shown on the plans.

The Contractor shall also provide as-built drawings in accordance with the conditions prescribed herein.

The Contractor doing this work shall be a licensed electrical contractor licensed by the State of Alaska.  His work will be closely inspected by Chugach with their instructions relayed to the Contractor through the Engineer.  The Chugach representative will be assigned for the entire underground installation, and no work shall proceed without him on site.  The Contractor shall advise Chugach in writing at least 24 hours in advance of his actual duct system work indicating both location and time.

681-2.01  Materials.  The concrete encased duct banks will consist of rigid steel conduit (RSC), or Type EB or Schedule 40 rigid polyvinyl chloride (PVC) conduit.  RSC or Schedule 40 PVC conduit shall be used for all sand bedded duct banks.  RSC conduit shall be manufactured of mild steel with a galvanized coating.  Conduit locator plates shall be supplied by the Contractor and be standard materials for locating the ends of buried conduits.

The cement shall be a recognized standard brand Portland Cement contained in 94-lb sacks or 376-lb barrels bearing the manufacturers name.  The cement shall conform to the AASHTO M-85.

681-2.02  Applicable Standards and Codes.  In order to resolve any questions on safety regulations, installation practices, and testing procedures, the Contractor shall consult and make himself familiar with the applicable parts of the current editions of the following standards and codes:

1.	Alaska State Safety Code

2.	Arctic and Subarctic Construction - Utilities,  US Army Corps of Engineers

3.	Chugach Electric Association Safety Code

4.	National Electrical Code

5.	National Electrical Safety Code

6.	National Electrical Manufacturers Association

7.	Occupational Safety Health Act

8.	Underwriters Laboratories

All equipment and material furnished under this Section shall conform to the latest applicable specifications and rules of the National Electrical Manufacturers Association, American Standards Association, American Institute of Electrical Engineers and the Federal Specifications cited hereinafter.  As appropriate, all materials used shall be listed on the latest "List of Material Acceptable for Use on Systems of REA Electrification Borrowers", and approved for this electrical system by Chugach.

All materials furnished shall be standard equipment and be of the manufacturers latest design.  These materials shall be new, and not used, manufacturers second or rejects.  Where two or more units of the same class of material are required, they shall be like products of the same manufacturer.

681-2.03  Verification of Dimensions.  The exactness of dimensions given on any Chugach drawing is not guaranteed, and therefore the Contractor shall field verify the accuracy of all dimensions.  In all cases of interrelation with other work, he shall verify in the field all the dimensions relating to the contiguous work.  Any errors due to the Contractors failure to verify shall be rectified promptly at the Contractors cost.

681-3.01  General Construction Requirements.  Chugach through the Engineer reserves the right to suspend the electrical duct bank installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections.  Suspension of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

The electrical duct banks shall be installed to result in the maximum degree of reliability and maintenance-free operation.  Kinked ducts, inadequately supported, protected or swabbed ducts, and ducts that are carelessly jointed are not reliable and therefore unacceptable.  Any section of this electrical duct system that is not acceptable will be removed and replaced in accordance with these Special Provisions.

All conduit shall be stored to prevent damage or contamination prior to installation.  Conduit shall not be laid directly on the ground or floor, and it is preferable to store them in a vertical position.  They shall be kept clean and dry as possible and free from damaging or deteriorating elements.  Temporary storage and installation of electrical duct banks shall be in accordance with NEMA Bulletin TCB-2 (1976), "Users Manual for the Installation of Underground Plastic Duct".

681-3.02  Surveying and Staking.  The electrical duct system shall be located and staked by the Contractor at the elevations indicated on the plans.  It shall be his responsibility to schedule a physical inspection of all line and grade prior to placing any ducts.  Once work commences, the Contractor, the Engineer and Chugach will meet at the end of each week to review the work to date, and plan the following weeks work.

681-3.03  Trench Excavation and Backfill.  All existing underground utilities shall be identified and located, and proper care taken not to damage them.  It shall be the Contractors responsibility to establish the location of each facility by calling for a field locate in accordance with Subsection 105-1.06, Cooperation with Utilities.

The excavation shall be dug in such a manner as to provide a foundation of undisturbed non-frost susceptible material on which to install the vaults, pads or electrical duct banks.  Trench depth shall be as shown on the plans, and as staked in the field.  Trenches shall be of the necessary width that will allow compaction equipment to be utilized, and for proper laying of conduit.  The banks of the excavation shall be sloped so as to conform to the prevailing safety requirements.

The trenches shall be maintained in a safe manner at all times to protect workers from cave-ins.  Appropriate shoring shall be employed to assure safety of workers while working in trenches.  Barriers and warning signs shall be employed to protect the public and employees from falling into trenches where such trenches are in areas vulnerable to these accidents.  Vehicles and excavation equipment must not cross over or run near trenches that could cause potential cave-ins.  Construction shall be arranged so the trenches will be left open for the shortest practical time to avoid creating a hazard, and to minimize the likelihood of trench collapse due to other construction activity, rain, and accumulation of water in the trench, etc.  All temporary bridging utilized by the Contractor will be inspected and approved prior to installation.  This does not relieve the Contractor of responsibility for providing bridging of sufficient size and strength.  Any bridging open to public traffic will provide a smooth driving joint.

The Contractor shall not begin excavation of the trench until all personnel, materials and equipment are present to complete the work in the most expedient manner.  Not more than 400-feet of trench shall be open in advance of the installation unless authorized in writing by the Engineer.  There shall be no more than 100-feet of open trench at the end of the work day, unless approved by the Engineer.

The routing of the duct banks shall be as shown on the plans unless the conditions encountered are such that changes are necessary to accomplish the work.  In the event that rock or other obstructions are encountered during the trenching operation so the ducts or pads cannot be installed, the Contractor shall inform the Engineer on the nature and extent of the difficulty encountered for his review and verification.  The Engineer, with the approval of Chugach, will determine whether the duct is to be rerouted, trenched in the rock or advise on another suitable change.

All excavation shall be inspected and approved by the Engineer before duct bank installation is started.  After the ducts are installed, the Engineer shall approve their line and grade prior to concrete encasement or sand backfill. Trench Acceptance, Conduit Installation and Concrete Placement forms shall be filled out by Chugach and signed by the electrical subcontractor after approval of each stage.  Failure to complete these forms will result in the rejection of the work.  The Contractor shall provide 24 hour written notification to Chugach when a section of the duct system is ready for an acceptance inspection and a time for this inspection shall be mutually agreed upon.  Failure by Chugach to attend the prearranged inspection shall not relieve the Contractor of the requirement to have the section accepted by Chugach.  However, any additional costs which are involved will be in accordance with Subsection 109-1.05, Compensation for Extra Work.

All frost susceptible material below the specified trench depth shall be removed to a depth of 2 feet, and all organic material shall be removed to non-organic material below the manhole duct system.  Backfill to the electrical duct bank grade, if necessary, will be with material meeting the requirements of Selected Materail, Type A, deposited in layers not exceeding 8-inches, and each lift shall be compacted to 95 percent of the maximum density in accordance with Subsection 203-3.03, Construction of Embankment with Moisture and Density Control.

The bottom of the trench must be transversely level to provide a uniform support for ducts.  The trench excavation shall be kept free of any water while placing concrete.  Care shall be exercised to minimize the likelihood of waterflow since this may cause trench damage and reduction in trench depth.  When this occurs, the trench must be cleared to the required depth before installing the ducts.

When below the structural section of the roadway, 8-inches of Selected Material, Type A, shall be spread over the concrete encasement in the trench not sooner than 24 hours after the concrete is placed.  The balance of the trench above the electrical duct banks shall be backfilled and compacted in 8-inch lifts with material meeting the requirements of Selected Material,  Type C, to 95 percent of the maximum density in accordance with Subsection 203-3.03, Construction of Embankment with Moisture and Density Controls, up to the bottom of the roadway structural section.  The desired compaction shall be obtained with mechanical tamping machines.  Outside of the limits of the structural section, the Contractor may backfill with native material.  No construction or other activity shall be permitted across any trench until a depth of 3-feet of fill above the duct banks has been placed and compacted in accordance with these Special Provisions.

The soil compaction of the trenches shall be randomly tested at various depths by the Engineer.

681-3.04  Conduits.  The PVC conduit shall be provided by the Contractor, and be Type EB for concrete encasement or Schedule 40 for sand bedding.  The RSC conduit shall also be supplied by the Contractor, and used for shallow depths or roadway crossings where concrete encasement is not feasible.

Fittings - Conduits and fittings shall be jointed by means of a solvent welding cement to provide a watertight and root-proof joint.  All conduits shall be cut off square with a hacksaw.  The cut end shall be face flat and properly reamed with a reamer designed for the purpose of removing the sharp edge.

3-inch plastic spacers with a maximum horizontal spacing of 8-feet are to be used for separation for concrete encased ducts.

Only tools designed for the particular operation shall be used.  Tools shall be kept in good condition, and worn or broken tools shall be removed from the job immediately.

Bending - All bending of conduit will be by means of infrared heating and bending equipment, Carlon "Hotbox Bender" or equivalent.  No cold bending of conduit will be accepted.

All conduit shall be field bent to follow the trench line and grade with a minimum radius of 25-feet.  All bends will be per the manufacturers recommendations.  The minimum allowable bending radius for equipment entrances is 48-inches.  Preformed sweeps and preformed elbows with bending radii less than 48-inches will not be allowed.  The material for all preformed elbows of 90 degrees will be RSC conduit for concrete encasement and all other installations.  All bends will be approved by the Engineer.

Duct Finishing - After completion of backfilling and compaction, the electrical duct systems will be mandrilled, brushed and swabbed.  All bell ends shall be beveled.  The steel mandrill and steel brush shall be 3-1/2 inches in diameter for the 4-inch conduit, and 5-1/2 inches in diameter for the 6-inch conduit.  If the duct will not accept the mandrill, it will be removed and replaced at no additional expense.  All mandrilling must be done in the presence of the Engineer and Chugach.  All conduit entrances and exits into the vaults shall then be sealed and plugged.  Ends of conduits not in pull boxes or vaults shall be plugged.

A 3/16-inch diameter polyethylene or polypropylene pull rope, with a minimum breaking strength of 700 pounds, shall be left in each conduit with a 3-foot length of rope projecting from the conduit at each substructure and securely tied.  When a conduit plug is used, the rope shall be securely tied to it in a manner approved by the Engineer.  All pull ropes shall be new and unspliced.

681-3.05  Electrical Duct Bank Installation.  All electrical duct banks on this project will be comprised of multiple PVC or RSC conduits of the configuration shown on the plans.  The conduits for the primary distribution circuit will be concrete encased, or direct bury as noted on the plans.

It shall be the Contractors responsibility, with the Engineers approval, to determine the most expedient method to complete the required electrical duct bank installation.  All work across the roadway shall be accomplished in accordance with Section 643, Traffic Maintenance.

Concrete Encased Duct Banks - Concrete forms, when required by the Contractors operation, shall be secured and braced to resist all deformation or displacement while under load, and shall be constructed to line, grade and dimensions shown on the plans.  The forms shall be installed in such a manner as to be easily removed without hammering or prying against green concrete.  Reinforcing bars shall be provided at all locations detailed on the plans.

The concrete mix shall be designed to produce a plastic and workable mixture, and a compressive strength at 28 days of at least 2500 psi.  Only pre-mix concrete will be allowed.

The Contractor shall tie down the conduit prior to placement of concrete.  The concrete shall be placed continuously, extending from cabinet pad to cabinet pad whenever possible.  Placement not terminating at a cabinet pad shall be approved by the Engineer, and shall be ended with a shear key and reinforcing steel.  All concrete shall be placed by means of a concrete vibrator, and in such a manner as to prevent damage or displacement to either the forms, ducts, spacers, steel reinforcing, or other insert accessories.

Concrete shall not be placed if there is standing water in the forms, or if the subgrade is saturated.  Placing of concrete may be initiated when the temperature is not less than 40 degrees F and rising, and the soil temperature is greater that 34 degrees F.  The concrete shall have a minimum temperature of 50 degrees F and the addition of anti-freeze salts or solutions will not be allowed.  At temperatures of 40 degrees F and below, the Contractor shall keep the concrete covered and apply heat to maintain a minimum temperature of 41 degrees F during the total curing period.

All concrete forms shall be left in place for a minimum of 24 hours until the concrete becomes firmly set.

Sand Bedded Duct Banks - When used for roadway crossings, RSC or PSC conduits shall be bedded in compacted sand to the grades detailed on the drawings.  All sand placed for embedment shall be water-tamped and floated to assure good compaction.

Conduit for Service Connections - RSC or Schedule 40 PVC conduit will be provided for all existing service connections.  The conduits of the number shown on the plans will be installed after the encased electrical duct system has been initially backfilled.  The end of the conduit run will be marked with a standard conduit locator plate.

681-3.07  Cable Pulling.  The Utility shall install and splice the electric power cable.

681-3.08  Cable Burial.  Not Used.

681-3.10  As-Built Drawings.  An as-built survey by a land surveyor registered in the State of Alaska will be compiled by the Contractor on the mylars provided by Chugach of all electrical duct banks and pads, including the locations, alignment and installed depth.  The information will be referenced to established survey monuments.  Delivery shall be to the Engineer prior to acceptance of the electrical duct system by the owning Utility.

681-4.01  Method of Measurement.  Concrete encased RSC and PVC conduit, sand bedded RSC and Schedule 40 PVC conduit, residential duct bank, and service connects will be measured by the linear foot along the horizontal length of the installed construction unit.

681-5.01  Basis of Payment.  Payment will be full compensation for all labor, equipment and materials necessary to complete this work.

Payment for a concrete encased duct bank, and a sand bedded electrical conduit system will be the length of the construction unit conduits installed times the unit bid price per linear foot for each construction unit.  The price paid for the electrical duct system shall include all necessary fittings.

The unit bid prices will include all necessary excavation to plan grade, and backfill of native materials outside the normal lines of the roadway structural section.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(1), Common Excavation.  Borrow, if required, for backfill to replace unsuitable material will be paid under Item 203(6-A), Borrow, Type A.

Payment will be made under:

Pay Item No.          Pay Item               Pay Unit

681(2A)     XUR2/6ER, Concrete Encased    Linear Foot

Duct 2-6" EB PVC Reinforced

681(14)         XUR2-7SK, Concrete           Each

Encased Duct Splice Key

681(15)        Electrical As-Builts        Lump Sum

Add the following Section:

SECTION 683

NATURAL GAS RELOCATION

Special Provisions

683-1.01  Description.  The Contractor shall be responsible for the removal of all natural gas pipeline that has been abandoned and is in conflict with the work.

683-3.01  General Construction Requirements.  	That pipe designated for removal shall be cut and disposed of off the project limits.  This work cannot begin until the new main is installed and pressurized.

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04  Storage And Application Temperatures.  In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max".  (5/12/89)

Special Provisions

702-2.05  Crack Sealants.  Add the following Subsection: Material for sealing cleaned cracks shall be a stable elastomeric compound that will remain flexible to minus 20 degrees F.  Application temperature shall be between 280 and 390 degrees F, harden within 2 minutes, and ready for traffic within 10 minutes.

702-2.06  Recycling Agents.  Add the following subsection:  Recycle agents shall be one of the below, and/or as prescribed in the Job Mix Design:

ASTM         RA 5         RA 25        RA 75       RA 250       RA 500

Test

Test             Method    min.  max.   min.  max.   min.  max.   min.  max.    min.  max.

Vicosity at      D2170 or

140oF, cSt       2171      200   800   1000   4000  5000  10000  15000  35000  40000  60000

Flash point,     D92       400    -     425    -     450    -      450    -      450    -

COC, oF

Saturates,       D2007      -     30     -      30    -      30      -     30    -      30

wt. %

Residue from RTF-C

oven test 325oF  D28721

Viscosity

ratio2              -       -      3     -       3    -       3    -        3    -       3

RTF-C oven weight

change, + %      D28721     -      4     -       2    -       2    -        2    -       2

1.	The use of ASTM D-1754 has not been studied in the context of this specification, however, it may be applicable.  In cases of dispute the reference method shall be ASTM D-2872.

2.	Viscosity Ratio =  RTF-C Viscosity at 140o  F,  cSt

Original Viscosity at 140o F, cSt

The final acceptance of the recycle agents is subject to the compliance of the reconstituted asphalt blends with current asphalt specifications.

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  Fine Aggregate For Concrete.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.  (Revision 05/12/89)

703-2.02  Course Aggregate For Concrete.  In the first sentence, insert ", class B," after "AASHTO M 80".  (5/12/89)

Special Provisions

703-2.03  Aggregate for Base.  Add to the requirements:

Plastic Index     AASHTO T-90     6 max.

Standard Modifications

703-2.04  Aggregate For Plant Mix Asphalt Pavement.   Add  the  following  to  the end  of  the  second paragraph:  ", including S1.1, Sulfate Soundness Test.  (5/12/89)

Special Provisions

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  In the third paragraph, after Fine Aggregate, delete the remainder of the sentence after "thereof" and add the following:

The fine aggregate will meet the following requirements:

Plastic Index     AASHTO T-90     4 max.

Sodium Sulfate    AASHTO T-104   15 percent max.

Soundness Loss

Add the following to Table 703-3, Asphalt Concrete Aggregate:

Asphalt Concrete

Sieve Designation                   Type IIA

3/4-inch                           100

1/2-inch                          82-100

3/8-inch                          68-90

No. 4                            50-79

No. 10                           36-67

No. 40                           17-44

No. 80                            9-29

No. 200                           3-10

703-2.07  Selected Material.  Add the following to Item l., Selected Material, Type A:  It shall have 30 to 70 percent by weight of particles passing the No. 4 sieve.

SECTION 705

JOINT MATERIALS

Standard Modifications

705-2.03  Bridge Seal.  Elastic Compression Seals.  Delete "Z1" in the line call-out specification.  (5/12/89)

SECTION 707

METAL PIPE

Special Provisions

707-2.02  Bituminous Coated Corrugated Steel Pipe, Pipe Arches and Underdrains.  Add the following to the second paragraph:  The full coating of the conduits shall be in accordance with AASHTO M-190, Type D.

707-2.05  Water Conduit.  Delete in its entirety and add the following:

1.	Applicable Standards for Water Conduit.  The most recent revision for the following standards for the American Society for Testing and Materials (ASTM), the American Association for State Highway and Transportation Officials (AASHTO), the American Standards Association (ASA), and the American Water Works Association (AWWA) are hereby made a part of these specifications:

ANSI/AWWA C-104/A21.4-85		Cement Mortar Lining for Ductile Iron Pipe and Fittings for Water.

ANSI/AWWA C-105/A21.5-88		Polyethylene Encasement Ductile Iron Piping For Water and Other Liquids.

ANSI/AWWA C-110/A21.10-87	Ductile Iron and Gray Iron Fittings, 3-Inch Through 48-Inch, For Water And Other Liquids.

ANSI/AWWA C-111/A21.11-85	Rubber Gasket Joints for Ductile Iron and Gray Iron Pressure Pipe and Fittings.

ANSI/AWWA C-115/A21.15-88	Flanged Ductile Iron Pipe with Threaded Flanges.

ANSI/AWWA C-150/A21.50-81	Thickness Design of Ductile Iron Pipe.

ANSI/AWWA C-151/A21.51-81	Ductile Iron Pipe, Centrifugally Cast in Metal Molds Or Sand Lined Molds, For Water Or Other Liquids.

ANSI/AWWA C-600-87	Installation of Ductile Iron Water Mains And Their Appurtanances.

2.  Ductile Iron Pipe and Fittings.

a.	Pipe.  Ductile iron pipe shall conform to AWWA C-151, with cement mortar lining meeting the requirements of AWWA C-104.  Class 52 ductile iron pipe shall be used for water conduit between 3 and 16-inches in diameter unless otherwise indicated on the plans.

b.	Fittings.  All fittings shall be a minimum 250 psi pressure rating, mechanical joint or all bell, either lined or unlined, either cast iron or ductile iron, unless otherwise indicated on the plans or in these special provisions.  All fittings shall meet the requirements of AWWA C-110.

Rubber gasket joints for ductile iron pipe and fittings shall conform to AWWA C-111.

c.	Piping Joints and Connections.

(1)	Joint Tie Rods.  Tie rods shall be all-thread black iron or mild steel and shall be located symmetrically around the perimeter of the pipe, using anchoring lugs of standard manufacture for attachment where required.  Tie rods shall be 3/4-inch diameter on pipe 16-inches and less.  There shall be 2 rods on pipes 12-inches and less and 4 each on pipes 14-inches to 16-inches in diameter.

707-2.06  Service Pipe.  Delete in its entirety and

add the following:

Pipe.  Ductile iron pipe or soft drawn seamless copper type "K" shall be used for all water service pipe.  Galvanized pipe, asbestos-cement pipe and the use of lead-tipped gaskets shall be prohibited.

Key Box, Valve Box.  The key box shall provide clear and unobstructed access to a valve or curb stop to enable the AWWU operation of the valve or curb stop.  Key boxes or valve boxes shall be furnished and installed in accordance with Subsection 627-3.05, Valve Boxes and Subsection 712-2.11, Valve Service Boxes.  AWWU key boxes shall not be in contact with a natural gas main or service line.

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.05  Precast Concrete Units.  Add the following after the first paragraph:  Sanitary sewer manholes shall also conform to the requirements of the details shown on the Plans.  Cones shall be Type (b), eccentric, unless otherwise approved.

Each precast concrete barrel section shall be set upon and sealed with pre-molded plastic gasket as manfactured by K.T. Snyder Co., Ram-Nek Gasket Division, 2100 Travis Street, Houston, Texas or equal.

712-2.10  Gate Valves.  Delete this subsection in its entirety and substitute the following:   	712-2.10  Valves.

1.	Gate Valves.  Gate valves shall be iron body, fully  bronze mounted, double disc, parallel seat valves as manufactured in accordance with the requirements of AWWA C500 "Gate Valves for Ordinary Water Works Service".  All valves shall be nonrising stem type with an O-ring seal and a 2-inch square operating nut, and shall open counterclockwise.  Valves shall have mechanical joint ends.

712-2.14  Preformed  Pavement  Markings.   Add the

following to paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe areas, the tape length shall, where possible, be a minimum of 100 ft.

712-2.15  Temporary Raised Pavement Markers.  Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the markings for which they serve as a positioning guide, or for which they supplement, or substitute.

Temporary raised pavement markers for short term operations shall meet the requirements of subsections 712-2.15 or 712-2.16.

712-2.16  Temporary Raised Pavement Markers for Seal Coats and Surface Treatments:  Add the following Subsection.  Temporary raised pavement markers for Seal Coat and Surface Treatments shall meet the following requirements:

The marker shall consist of an L-shaped polyurethane body with retroreflective tape on the top of both faces of the markers vertical section and with a self-adhesive base.

The marker body shall be made from 0.060-inch minimum thick polyurethane; the vertical leg shall be approximately 2-inches high by 4-inches wide and the base approximatley 1-1/8 inches wide.  The polyurethane body shall conform to the following:

ASTM Test

Property                Result            Method

Specific Grafity (min)        1.19              D-792

Hardness                       80A              D2240

Tensile Strength (min psi)    4600               D412

Ultimate Elongation (min%)     330               D412

Modulus @ 300% min psi        1000               D412

Property                Result           ASTM-Test

Method

Stiffness

@-20 degrees F (min psi)    1700              D1053

72 degrees F (min psi)     900              D1053

Compression Set

22 hrs @ 70 degrees C max %   65               D395

Taber Abrasion

CS17 wheel

wt loss mg/1000 cycles         3

The adhesive shall be factory applied to the marker base, and made of a pressure sensitive material, a minimum 1./8 inch thick and 3/4 inch wide, on release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raised pavement markers, the markers shall come with a protective cover made of flexible polyvinyl chloride.  The cover should be clear or match the color of the marker.

The reflective tape shall be a minimum 0.25-inch wide by 4-inch long metalized polycarbonate microprism retroreflective material with acrylic backing or equal, providing the following minimum optical performance with an observation angle of 0.2 degrees:

Horizontal Entrance           Specific Intensity*

________Angle_______             White    Yellow_

0 degrees                   3.5       3.0

30 degrees                   2.7       1.7

*Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident light.

SECTION 720

ELASTOMERIC PADS

Standard Modifications

720-2.01 Delete in its entirety and substitute the following:  Elastomeric bridge bearing pads shall conform to the requirements of AASHTO M 251 with the following revisions:

4.2   Elastomeric Material.  Revise the first sentence to read:  The elastomeric compound used in the construction of the bearings shall contain only virgin natural polyisoprene (natural rubber) as the raw polymer; neoprene shall not be used.

4.2.1   Delete in its entirety.

4.2.2   Revise the line call-out to read:

M4AA 520 A13B13C12F19Z11

Z11 - Adhesion:

Steel Laminations - ASTM D429 Method B - 40 lb/in min

Fabric Laminations - California Test No. 663 - 40 lb/in min

4.5   Fabrication Details.  Add the following:

Pads over 3/4 inch in thickness shall be laminated and shall consist of alternate laminations of elastomer and metal or fabric reinforcements.  The outside laminations shall be metal or fabric. Laminations of elastomer shall be 1/2 inch in thickness. (5/12/89)

SECTION 724

SEED

Special Provisions

724-2.02   Materials.  Add the following to Table 724-1:

Seed      Germination      Percent    Percent     Percent Sprout-

Type        Period___      Purity_  Germination   ___able Seed___

Bering

Hairgrass   14 days          95         75               71

American

Sloughgrass 14 days          95         85               81

SECTION 726

TOPSOIL

Standard Modifications

726-2.01   Topsoil.  Modify the second paragraph from "not less than 1% to "not less than 3 percent".

(5/12/89)

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04  Sign Post.  Add the following:

1.  Metal Pipe Posts

a.   Posts conforming to  ASTM  A53  shall  be

either Type E grade B, or Type S grade B.

5.  Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501.  The tubing shall be square and of the dimensions called for in the plans with 0.1875 (3/16) inch thick walls.  7/17 inch diameter holes shall be drilled as required to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b of this subsection.  Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this subsection.

APPENDIX A

PERMITS

APPENDIX B

CONSTRUCTION SURVEYING

REQUIREMENTS

*** The following text is header, footer, or footnote information ***

RASPBERRY ROAD-Northwood Street to Minnesota Drive

PROJECT FM-0526(1)

MINNESOTA DRIVE-Raspberry Road Interchange

PROJECT F-042-1(81)

*** The following text is header, footer, or footnote information ***

--