SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review and reproduction information for the following are available in the Plans Room, (907) 266-1674:

-	Computations

-	Cross Sections

2.	The following reports are available upon request in the Plans Room, (907) 266-1674:

-	Geotechnical Report entitled "Sterling     Highway, MP 82-94, Project #56375, Central Region, June, 1991"

-	Foundation Report entitled "Moose River    Bridge No. 672"

-	Materials Site Report for M.S. 21-2-400-1

-	Materials Site Report for M.S. 21-2-401-1

3.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 266-1531.

4.	An Environmental Assessment and Reevaluation addressing concerns and environmental commitments has been approved and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 266-1737.

PART 4

STANDARD MODIFICATIONS AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  Holidays.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(5/7/91)

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph.  (5/12/89)

102-1.06 Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

(5/7/91)

102-1.07   Non-Responsive Proposals.  Delete item 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06.  (5/7/91)

102-1.07  Non-Responsive Proposals.  Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)

102-1.12   Addenda   Requirements.  In the second

sentence, add "or telefacsimile" immediately following

the word "telegram".  (5/12/89)

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  Consideration of Proposals.  Add the

following:  The apparent low bidder shall, within 5 working days following the bid opening, submit either a list of all firms with which the prime contractor intends to execute subcontracts for the performance of the contract or a statement that the bidder intends to perform the work without subcontractors.  The list shall include the following information for each proposed subcontractor:

1.	name,

2.	business address,

3.	Alaska business license number,

4.	Contractor's registration number,

5.	the work to be performed, and

6.	the approximate dollar amount of the work to be performed.

If the apparent low bidder fails to submit either a list of subcontractors or a statement that the bidder intends to perform the work without subcontractors, the apparent low bidder will be found not to be a responsible bidder and may be required to forfeit the bid security.  The Department will then consider the next lowest bidder for the award of the contract.

If the apparent low bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess  of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or,

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or,

9.	is determined by the Contracting Officer not to be responsible.

(12/26/90)

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  Changes.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)

Special Provisions

104-1.02  Changes.  Delete the first three paragraphs and substitute the following:  The Engineer reserves the right to make, in writing, at any time during the work, such changes in quantities and such alterations in the work as are necessary to satisfactorily complete the project.  Such changes in quantities and alterations shall not invalidate the contract nor release the surety, and the Contractor agrees to perform the work as altered.

If the alterations or changes in quantities significantly change the character of the work under the contract, whether or not changed by any such different quantities or alterations, an adjustment, excluding loss of anticipated profits, will be made to the contract.  The basis for the adjustment shall be agreed upon prior to the performance of the work.  If a basis cannot be agreed upon, then an adjustment will be made either for or against the Contractor in such amount as the Engineer may determine to be fair and equitable.

If the alterations or changes in quantities do not significantly change the character of the work to be performed under the contract, the altered work will be paid for as provided elsewhere in the contract.

The term "significant change" shall be construed to apply only to the following circumstances:

1.	When the character of the work as altered differs materially in kind or nature from that involved or included in the original proposed construction, or

2.	When a major item of work, as defined elsewhere in the contract, is increased in excess of 125 percent or decreased below 75 percent of the original contract quantity.  Any allowance for an increase in quantity shall apply only to that portion in excess of 125 percent of original contract item quantity, or in case of a decrease below 75 percent, to the actual amount of work performed.

(4/13/89)

104-1.02  Changes.  Add the following:  No value engineering proposals will be considered for this project.

104-1.03  Differing Site Conditions.  Delete in its entirety and substitute the following:  During the progress of the work, if subsurface or latent physical conditions are encountered at the site differing materially from those indicated in the contract or if unknown physical conditions of an unusual nature, differing materially from those ordinarily encountered and generally recognized as inherent in the work provided for in the contract, are encountered at the site, the party discovering such conditions shall promptly notify the other party in writing of the specific differing conditions before they are disturbed and before the affected work is performed.

Upon written notification, the Engineer will investigate the conditions, and if he determines that the conditions materially differ and cause an increase or decrease in the cost or time required for the performance of any work under the contract, an adjustment, excluding loss of anticipated profits, will be made and the contract modified in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment which results in a benefit to the Contractor will be allowed unless the Contractor has provided the required written notice.

(4/13/89)

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02, Changes.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)

Special Provisions

105-1.06  Cooperation With Utilities.  Add the following:  The Contractor shall request locates from all the Utilities having facilities in the area.  Their telephone numbers are as follows:

DOT/PF Maintenance & Operations (Soldotna)	262-2199

Homer Electric Association				262-5831

Telephone Utilities of the				564-3051

Northland (Dispatch)

Enstar Natural Gas						262-9334

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits.  The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Prior to the relocation of the utility's facilities, construction stakes by the Contractor in the areas of utility conflicts may be required.  The Utility requesting the stakes, through the Engineer, shall be given two (2) weeks advance notice when the area will be staked.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  Also, the Utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

ENSTAR Natural Gas Company will perform a cathodic protection area sweep after all underground work has been completed and before paving.  The Contractor shall, in writing, give the utility three working days notice to proceed and shall allow the utility time to repair the fault.  If ENSTAR determines the ground fault was caused by the Contractor's action, the cost for the repair shall be charged to the Contractor by the utility.

Homer Electric Association.  Homer Electric Association Inc. (HEA) will relocate the existing aerial facilities in conflict with the project between stations 6+00 and 616+00.  The new pole line will be constructed along the northern right-of-way, outside the proposed slope limits, as detailed on the utility plan sheets.

Advance HEA relocation is anticipated.  The Contractor shall check with HEA for the current status of the relocation prior to construction.

It shall be the Contractor's responsibility to schedule and coordinate the HEA relocation with project construction as set forth in Section 108-1.03, Prosecution and Progress.  HEA will require fifteen working days advance written notice prior to beginning work on any new part of the relocation.  HEA reserves the right to work on only one part at a time with one, four-man crew.  The scheduling of multiple crews working on one or more parts of the relocation at the same time shall be at the sole discretion of HEA.

The Contractor shall adhere to the HEA Excavation and Clearance Guidelines, attached as Appendix A, when working around electrical facilities throughout the project.  Any exceptions to the HEA guidelines will require advance approval from the HEA engineering department.

The HEA relocation is divided into nine parts.  Each part will be constructed separately.  The existing facilities in conflict cannot be retired until the new facility for an entire part is installed and operational.

1.	Part 1, (BOP to STA 121+00):  HEA will relocate the existing  aerial distribution pole line in conflict with the construction limits between stations 16+25 and 31+00.

The existing HEA aerial distribution pole line along the north side of the Sterling Highway between stations 31+00 and 121+00  is not in conflict with the proposed construction and will not be relocated during this project.

The Contractor is required to place the embankment for the Soldotna Creek Culvert under the existing conductors in accordance with HEA Excavation and Clearance Guidelines.

HEA will remove the existing anchors to transmission structures No. 1 and No. 2, stations 117+25 and 117+80, right side, from conflict with the proposed slope limits.

HEA will remove the guy stub pole at station 137+37, 54 right, to allow for the construction of the Boundary Street approach.  After construction of the new approach, HEA will install a new guy stub and over head guy to existing pole #0109 at station 116+19, 58 right.

HEA will require a maximum of fourteen working days to complete the relocation.

2.	Part 2, (STA 121+00 to 162+00):  The existing three-phase pole line along the north side of the Sterling Highway between stations 121+00 and 140+64 is not in conflict with the proposed construction or future four-lane expansion.  However, existing single-phase crossings at stations 135+05 and 137+50 are in conflict with the proposed construction and will be relocated.

The existing three-phase pole line between stations 140+64 and  162+00 is not in conflict with the proposed construction.  However, the existing poles are in conflict with future four-lane expansion of the Sterling Highway.  Relocation of HEA's facilities between stations 140+64 and 162+00 to accommodate the future four-lane widening will be accomplished during this project.

HEA will require a maximum of twenty-five working days to complete the relocation.

3.	Part 3, (STA 162+00 to 263+50):  The existing aerial distribution pole line along the north side and crossing the Sterling Highway between stations 162+00 and 263+50 is in conflict with the proposed construction and will be relocated.

HEA will require a maximum of seventy-eight working days to complete the relocation.

4.	Part 4, (STA 263+50 to 300+00):  The existing aerial three-phase pole line along the north side of the Sterling Highway between stations 263+50 and 300+00 is not in conflict with the proposed construction.  However, existing single-phase crossings at stations 263+00 and 281+00 will require relocation prior to the proposed slope and side street construction; therefore, relocation of HEA's aerial distribution facilities will be accomplished during this project.

HEA will require a maximum of thirty-four working days to complete the relocation.

5.	Part 5, (STA 300+00 to 374+00):  The existing aerial distribution pole line along the north side and crossing the Sterling Highway between stations 300+00 and 374+00 is in conflict with the proposed construction and will be relocated.

HEA will require a maximum of fifty-eight working days to complete the relocation.

6.	Part 6, (STA 374+00 to 423+00):  The existing aerial distribution pole line along the north side and crossing the Sterling Highway between stations 374+00 and 423+00 does not conflict with the proposed construction.  Relocation of HEA's aerial facilities between stations 374+00 and 423+00 will, however, be accomplished during this project to accommodate future four-lane expansion.

HEA will require a maximum of forty-three working days to complete the relocation.

7.	Part 7, (STA 423+00 to 446+00):  The existing aerial distribution pole line along and crossing the Sterling Highway between stations 423+00 and 446+00 is in conflict with the proposed construction and will be relocated.

HEA will require a maximum of twenty working days to complete the relocation.

8.	Part 8, (STA 446+00 to 573+00):  The existing aerial three-phase pole line along the north side of the Sterling Highway between stations 446+00 and 573+00 is not in conflict with the proposed construction.  However, the following single-phase, service and overhead guy poles will require adjustment to accommodate the slope and side street construction:

STATION       OFFSET

476+90        8' Rt.

479+12     Centerline

508+95       23' Lt.

511+75        8' Lt.

529+33       14' Rt.

Relocation of HEA's aerial distribution facilities will, therefore, be accomplished during this project.

HEA will accomplish installation of a new three-phase pole line between stations 465+00 and 472+00 after the Contractor has completed the required excavation as shown on the plans.

HEA will require a maximum of one hundred twenty four (124) working days to complete the relocation.

9.	Part 9, (STA 573+00 to 616+00):  The existing aerial three-phase pole line along the north side of the Sterling Highway between stations 573+00 and 595+00 is not in conflict with the proposed construction.  However, the following single-phase and service poles will require relocation prior to slope and side street construction:

STATION       OFFSET

577+40       30' Rt.

579+12       37' Rt.

580+94       25' Rt.

582+15       66' Rt.

HEA will, therefore, accomplish relocation of the aerial distribution facilities between stations 573+00 and 595+00.

The existing HEA aerial distribution facilities along the north side of the Sterling Highway between stations 595+00 and 612+30 are in conflict with the proposed slope limits and will be relocated.

The Contractor shall exercise caution while working in the area of either the existing or new conductors during bridge construction.

HEA will require a maximum of forty-three working days to complete the relocation.

Telephone Utility of The Northland. Telephone Facilities, ranging in size from 1200 pair and 2 pair buried telephone cables, pedestals and repeater stations, are in conflict with the Phase I slopes at the following locations:

Station	to	Station	Location

15+00	to	26+00	Left

19+20	Crossing	19+20

28+00	to	33+00	Left

30+50	to	36+00	Right

31+50	Crossing	31+50

56+00	to	60+00	Left

71+50	to	78+00	Left

71+50	Crossing	71+50

71+50	to	94+50	Right

77+70	Crossing	77+70

89+00	Crossing	89+00

99+00	to	110+00	Left

105+50	Crossing	105+50

117+00	Crossing	117+00

130+20	Crossing	130+20

134+50	to	143+00	Left

137+50	Crossing	137+50

149+00	to	150+50	Left

152+80	to	155+80	Right

155+80	Crossing	155+80

164+00	to	262+50	Left & Right

164+50	Crossing	164+50

172+50	Crossing	172+50

176+50	Crossing	176+50

185+30	Crossing	185+30

190+00	Crossing	190+00

190+50	Crossing	190+50

193+50	Crossing	193+50

197+00	to	203+20	Right

199+30	Crossing	199+30

213+00	Crossing	213+00

218+00	Crossing	218+00

223+50	Crossing	223+50

234+00	Crossing	234+00

246+20	Crossing	246+20

255+50	Crossing	255+50

260+50	to	263+20	Right

263+20	Crossing	263+20

269+00	Crossing	269+00

269+00	to	269+50	Right

277+20	to	279+40	Right

279+40	Crossing	279+40

304+50	to	391+50	Left & Right

310+00	to	311+00	Right

323+70	Crossing	323+70

333+50	Crossing	333+50

355+75	Crossing	355+75

398+75	Crossing	398+75

398+75	to	402+75	Right

400+00	to	401+00	Left

418+50	to	447+00	Left & Right

422+30	Crossing	422+30

452+50	to	453+50	Left

462+50	to	463+50	Left

462+50	Crossing	452+50

462+50	to	470+80	Right

462+50	to	470+80	Left

470+80	Crossing	470+80

476+80	Crossing	476+80

514+00	Crossing	514+00

528+50	to	529+50	Left

529+50	Crossing	529+50

556+00	to	557+00	Left

564+50	to	566+00	Left

570+00	to	575+00	Left

575+30	to	585+30	Right

585+30	Crossing	585+30

589+00	to	606+50	Left

594+50	Crossing	594+50

These facilities will require relocation prior to construction work.  The Contractor shall notify TUNI, in writing, two weeks in advance of plans to begin work at these locations and shall coordinate with TUNI as required to facilitate relocation of the facilities.  After notification by the Contractor, TUNI will locate all facilities and proceed with the relocation.  TUNI will then inform the Contractor, at the earliest time, that the existing facilities can be abandoned in place.

In general, the telephone facilities between Station 6+00 and 609+00 are in conflict with the proposed future four-lane slopes and will be relocated the entire length.  The crossings of the Sterling Highway, the crossings of the side streets and driveways will also be relocated.  The new facilities will generally include a dual system of a buried fiber optics trunking cable and a buried copper cable that will vary in size up to 900 pair.  The new facilities will generally be placed at five feet inside the right-of-way along the left side, and as detailed below.

TUNI plans to begin relocation work in August, 1991 and will concentrate on relocation of facilities between B.O.P., STA-6+00 and 224+50, on Jim Dahler Road.  A switch station will be installed at Jim Dahler to allow new facilities up to that point to be put in service.

All existing telephone facilities shall remain in service until new facilities are operational.

1.	STA. 31+50 to 36+70, Right.  TUNI will install a 25 pair cable at 5-feet inside the R.O.W.

2.	STA. 87+50 to 94+75, Right.  TUNI will install a 25 or a 50 pair cable at 5-feet inside the R.O.W.

3.	STA. 130+10 to 142+70, Right.  TUNI will install a 25 or a 200 pair cable at 5-feet inside the R.O.W.

4.	STA. 164+20 to 170+00, Right.  TUNI will install a 25 pair cable at 5-feet inside the R.O.W.

5.	STA. 196+20 to 199+00, Right.  TUNI will install a 50 pair cable at 5-feet inside the R.O.W.

6.	STA. 203+25 to 205+10, Right.  TUNI will install a two (2) pair cable at 5-feet inside the R.O.W.

7.	STA. 223+55 to 234+00, Right.  TUNI will install a 25 pair cable at 5-feet inside the R.O.W.

8.	STA. 255+00 to 269+90, Right.  TUNI will install a 25 or a 100 pair cable at 5-feet inside the R.O.W.

9.	STA. 277+55 to 279+15, Right.  TUNI will install a 100 pair cable at 5-feet inside the R.O.W.

10.	STA 320+10 to 323+70, Right.  TUNI will install a 100 pair cable at 10-feet inside the R.O.W.

11.	STA. 395+00 to 402+00, Right.  TUNI will install a 25 pair cable at 5-feet inside the R.O.W.

12.	STA 420+30 to 421+40, Right.  TUNI will install a six (6) pair cable at 5-feet inside the R.O.W.

13.	STA. 461+90 to 468+00, Right.  TUNI will install a 300 pair cable at 5-feet inside the R.O.W.

14.	STA 514+40 to 515+70, Right.  TUNI will install a 50 pair cable at 5-feet inside the R.O.W.

15.	STA. 576+10 to 585+10, Right.  TUNI will install a 25 or a 200 pair cable at 5-feet inside the R.O.W.

16.	STA. 599+20 to 602+50, Left.  TUNI will install 400 pair copper and 8 fiber optics cables from the pedestals at 5-feet inside the R.O.W. to a crossing on the proposed Moose River Bridge.  The TUNI cables will use three (3), 4-inch ducts, inside the left sidewalk of the bridge.  The cable ducts will transition from the off-bridge sidewalk into the embankment and down the slopes to the pedestals.

The Contractor shall construct the bridge embankments and left portion of the Moose River Bridge to top bridge sidewalk.  When bridge ducts are in place but before installation of the off-bridge sidewalk, TUNI shall be notified so that their new cable may be installed in the slope and across the bridge.  The Contractor may then complete the final grading of the slopes and installation of the sidewalks and bridge rail.  TUNI shall require two weeks notification in order to coordinate this work.  TUNI will require an estimated four (4) days to complete this work.

Numerous sidestreet and driveway crossings will be required both to the left and right of project centerline.  Generally, these crossing will be performed in advance of the construction and in coordination with the work described above.  Prior to sidestreet or driveway construction, the Contractor shall obtain locates of TUNI's facilities.  If the facilities as located are found to be in conflict with the construction limits, the Contractor shall notify and coordinate the relocation with TUNI.  Normally, crossings will require a day to complete.

The following Sterling Highway crossings are in conflict with the proposed construction and shall be abandoned in place.  New underground crossings shall be installed  at  approximately  the  underground  locations

shown in the table below.  The existing underground crossings shall remain in service until the new underground crossings are in service unless otherwise specified below:

Station     Size of        Station           Size of

Crossing to     Cable           New              Cable

be Abandoned   (Pairs)        Crossing          (Pairs)

19+20	100   	19+40	100

31+80	50    	36+70	25

72+80	400   	71+60	100

77+80	3     	77+50	25

89+00	600   	88+50	100

105+55	25    	105+00	25

117+05	25    	116+00	100

129+40	50

137+40	25    	138+30	200

137+40	25

155+80	100   	152+90	100

164+50	25    	164+40	100

172+50	25

176+50	6

190+50	2, 2, 6, & 25

193+50	25

213+00	2 & 2

223+50	600

224+00	200   	223+75	300

234+05	3

246+20	2

255+30	3

263+25	100

268+90	50    	268+60	200

279+50	100   	279+15	100

311+00	200

320+10	100

323+70	6

333+50	200

340+20	20 Fiber

340+20	1200

355+75	2

395+00	100

398+40	25

422+30	50	421+65	50

462+10	200   	461+90	300

471+80	18

476+55	25	476+40	50

513+85	50    	515+50	50

529+35	200   	529+65	300

585+15	200   	585+10	200

594+80	50    	593+25	50

The following new cable crossing will be within the construction limits of the following side streets and driveways:

25+50 LT. (Driveway)		600, 18 Fiber

32+00 LT. (Driveway)		600, 18 Fiber

32+00 RT. (Driveway) 		25

40+00 LT. (Heath Place)		600, 18 Fiber

48+00 LT. (Kristen Dr.)		600, 18 Fiber

72+50 LT. (Mackey Lake Rd.)	300, 12 Fiber

89+25 RT. (On Par Lane)		50

116+62 RT. (Boundry St.)		400

116+62 LT. (Boundry St.)		300, 100, 2, 12 Fiber

129+00 LT. (Shady St.)		300, 12 Fiber

132+10 LT. (Driveway)		300, 12 Fiber

132+75 RT. (Driveway)		50

136+25 RT. (Driveway)		200

138+75 LT. (Driveway)		300, 12 Fiber

138+75 RT. (Driveway)		50

141+75 LT. (Driveway)		300, 12 Fiber

150+00 LT. (Pine St.)		400, 12 Fiber

161+50 LT. (Driveway)		400, 12 Fiber

169+63 RT. (Isbell St.)		25

172+80 LT. (Solid Rock Rd.)		400, 12 Fiber

179+00 LT. (Driveway)		400, 12 Fiber

185+00 LT. (Truesdell St.)		400, 12 Fiber

191+50 LT. to 194+70 (Access Rd.)	400, 25, 12 Fiber

197+60 LT. (Driveway)		50

211+80 LT. (Driveway)		400, 12 Fiber

213+75 LT. (Driveway)		400, 12 Fiber

224+10 LT. (Jim Dahler Rd.)		200, 8 Fiber

224+10 RT. (Forest Lane)		25

233+80 RT. (Driveway)		25

246+25 LT. (Driveway)		200, 8 Fiber

258+75 LT. (Driveway)		200, 8 Fiber

259+00 RT. (Driveway)		25

262+88 RT. (Murray Lane)		25

269+15 LT. (Deville Rd.)		200, 8 Fiber

269+15 RT. (Penny Lane)		50

277+60 RT. (West Drive)		100

280+05 LT. (Whisper Lane)		300, 8 Fiber

320+50 LT. (West Panoramic Dr.)	400, 8 Fiber

322+67 RT. (East Panoramic Dr.)	100

333+90 LT. (West Robinson Loop Rd.)	600, 8 Fiber

356+00 LT. (Driveway)		400, 12 Fiber

396+25 RT. (Driveway)		25

400+47 LT. (Evergreen St.)		400, 12 Fiber

467+48 RT. (Scout Lake Rd.-West)	25

529+00 LT. (Swanson River Rd.)	400, 12 Fiber

584+50 LT. (Driveway)		600, 8 Fiber

589+50 LT. (Pedersen Rd.)		600, 8 Fiber

595+25 LT. (Moose River Drive)	600, 8 Fiber

Depth of telephone cables will be a minimum of 48 inches below new highway pavement elevation and a minimum of 36 inches below finish grade of ditches or other areas not paved.

ENSTAR Natural Gas Company.  Enstar will be relocating their facilities approximately 10 feet inside of the right-of-way between Stations 6+50 and 607+50 on the Sterling Highway.  Any facilities that are abandoned by ENSTAR will be abandoned in place and it will be the responsibility of the Contractor to remove and dispose of the facilities, if necessary.  All existing facilities shall remain in operation until the relocated facilities are operational.  Exceptions are detailed in the descriptions of work to follow.

Any damage to ENSTAR's facilities shall be reported to ENSTAR's Soldotna office.  Charlie Pierce is Enstar's Soldotna office manager and Art Snell is the lead person responsible for all construction activity.  They can be contacted at 36225 Kenai Spur Highway, Soldotna,  AK  99669, (907) 262-9334.

Special caution should be used around the 3-inch gas main from Station 160+00 to Station 334+00.  This is a one-way feed system and damage to this main will cause an outage to approximately 200 customers.  Repairs and relights will be the responsibility of the party causing the damage.

Locations and descriptions of gas line conflicts are described below.  Crossings of the Sterling Highway will require relocation and coordination with Contractor operations.  The following crossings are to be performed by ENSTAR in 1991:  (See Table)

Crossings to be performed in 1992 will be installed after subgrade excavation is completed but prior to backfilling.  (See Table)

All other crossings not listed in the table but shown on the plans will be installed during 1991.

ENSTAR will generally require two weeks notification as to when the excavation will be performed.  Each crossing will require an estimated twelve hours to be completed.

|  |  | To Be Completed In: |  |
| --- | --- | --- | --- |
| Approximate Station |  | 1991 | 1992 |
| STA | 6+50 |  | X |
| STA | 35+75 |  | X |
| STA | 106+00 |  | X |
| STA | 116+75 |  | X |
| STA | 118+50 | X |  |
| STA | 130+75 | X |  |
| STA | 143+50 |  | X |
| STA | 153+75 |  | X |
| STA | 160+00 |  | X |
| STA | 165+25 |  | X |
| STA | 170+50 |  | X |
| STA | 197+00 | X |  |
| STA | 202+00 |  | X |
| STA | 224+00 | X |  |
| STA | 263+00 | X |  |
| STA | 269+00 |  | X |
| STA | 277+75 |  | X |
| STA | 293+75 | X |  |
| STA | 310+50 | X |  |
| STA | 333+50 |  | X |
| STA | 398+75 |  | X |
| STA | 471+75 |  | X |
| STA | 479+25 |  | X |
| STA | 499+25 |  | X |
| STA | 529+00 |  | X |
| STA | 556+75 |  | X |
| STA | 605+50 |  | X |

Depth of gasline pipes will be a minimum of 48 inches below new highway pavement elevation and a minimum a 36 inches below finish grade of ditches or other areas not paved.

1.	STA 6+50 to 25+00, Left.  The existing 3-inch plastic gas line is in conflict with the proposed cut slopes.  Enstar will install 1900-LF of new 3-inch plastic gas line between Station 6+50 and 25+00, left, at approximately 10-feet inside the right-of-way.  The existing 3-inch plastic line will be abandoned.  (This work will require five days to complete.)

2.	STA 25+00 to 62+00, Left.  The existing 3-inch plastic gas line is not in conflict with the proposed slopes, and will remain in place.  Side street and service crossings will require relocation.

STA 28+30 to 29+00, Left.  The existing 3-inch plastic gas line and the 2-inch plastic service line are in conflict with the proposed cut slopes for Paces Blvd.  Enstar will temporarily abandon the pieces of line affected to allow the Contractor to cut Paces Blvd. to subgrade.  The 2-inch and 3-inch plastic gas line will then be installed.  This work shall be coordinated so that service is restored within one day.

STA 45+75 to 48+25, Left.  The proposed cut slopes for Kristin Drive conflict with the existing 3-inch plastic gas line.  Enstar will lower this section in place.

STA 58+60 to 59+30, Left.  The proposed cut slopes for Monte Drive conflict with the existing 3-inch plastic gas line.  Enstar will lower this section in place.

3.	STA 71+00 to 89+00, Left.  Enstar will install 2500 LF, 3-inch plastic gas main from Hillcrest Drive off Mackey Lake Road 680 FT to the Sterling Highway at Station 72+00, then cross Mackey Lake Road beginning at Station 72+00, left and extend 1770 LF to tie to the existing at Station 89+50, left.  This gas line installation is generally outside the proposed slope limits but requires coordination at two locations.

The 680 LF of proposed 3-inch plastic main on Mackey Lake Road will be installed after the subgrade excavation is completed and prior to backfilling.  (This work will require two days to complete.)

STA 73+80 to 74+80, Left.  The 3-inch plastic gas main will be installed by Enstar after the Soldotna Creek structural plate pipe-arch is installed and end sections are in place.  Enstar will be notified and will place the gas main across the end section prior to placement of the backfill and the riprap.  (This work will require one day to complete.)

4.	STA 89+00 to 129+00, Left.  The existing 3-inch plastic gas main is in conflict with the proposed slope limits.  Enstar will install 4120 LF, 3-inch plastic gas main between Station 89+00 and 129+00, Left at 10 feet inside the Right-of-Way line, the existing 3-inch gas main will be abandoned.  (This work will require ten days to complete.)

STA 118+30.  The existing 6-inch high pressure main will not have the required cover depth when the proposed ditches are cut to depth.  The elevations of the main will be determined by potholing.  This work will be performed by Enstar.  The Contractor will perform subgrade excavation to one foot above the main and then Enstar will make the replacement crossing and reconnect the main outside the slope limits.  The existing 6-inch main will then be abandoned in place.  The Contractor shall maintain traffic on the Sterling throughout this operation.  Enstar will require a minimum of twelve hours to perform each segment of the crossing.

5.	STA 129+00 to 160+00, Left.  The existing 3-inch plastic gas main is not in conflict with the proposed slopes and will remain in place.  Side street and service crossings will require relocation or adjustment.

STA 129+20 to 129+80, Left.  The existing 3-inch main is in conflict with the proposed Shady Street cut limits.  Enstar will relocate 60 LF of 3-inch main to approximately 10 feet inside the Right-of-Way line.  The existing 3-inch main will be abandoned in place.

STA 136+50.  The existing 2-inch plastic line will be abandoned in place.

STA 138+40.  The existing 1-inch crossing is not in conflict with the proposed construction.

STA 143+00.  The existing service line crossing at 143+00 will be abandoned in place.

STA 150+00 to 150+45, Left.  The existing 3-inch main is in conflict with the proposed Pine Street cut limits.  Enstar will lower the main to below the proposed Pine Street structural section.

6.	STA 160+00 to 310+75.  The existing 3-inch main is in conflict with the proposed slope limits.  Enstar will install 15,175 LF of new 3-inch main from Station 160+00 to 310+75, Left, at 10 feet inside the Right-of-Way line.  The existing 3-inch line will be abandoned in place.  (This work will require ten days to complete.)

STA 170+50, Right.  The existing 2-inch main is in conflict with the Sterling Highway and Bowman Road cuts.  This line will be temporarily abandoned.  The Contractor will perform the excavation to bottom of structural section.  Enstar will then install the 1-inch main crossing prior to backfilling, and reconnect the main.  The Contractor should conduct the excavation of the main line and Bowman Road reconstructions so that service is out no longer than one day.

STA 216+00 to 224+00, Right.  Enstar will abandon the existing service crossing at Station 217+75, and install 680 LF of 2-inch service main at approximately 10 feet inside the Right-of-Way line.

STA 259+80 to 262+30, Right.  Enstar will replace the existing 2-inch main with 290 LF, 2-inch plastic main.

7.	STA 310+00 to 334+00, Right.  The existing 3-inch plastic gas main is not in conflict with the proposed work.  The crossing at Station 333+50, West Robinson Loop will require coordination with Contractor excavation operations.

8.	STA 400+55 to 401+00, Left.  The existing 4-inch gas main is in conflict with the proposed cut slopes at Evergreen Street.  Enstar will lower the 4-inch plastic main in place.

9.	STA 463+50 to 529+00, Left.  The existing 3-inch plastic main is not generally in conflict with the proposed slopes.  Coordination will be required at the service crossings.

STA 463+50 to 471+00, Left.  The existing 2-inch plastic main is in conflict with the slopes proposed for the utility access trail.  Enstar will install 750 LF of 3-inch plastic main at approximately 5 feet inside the Right-of-Way from Station 463+50 to 471+00, left.  The existing 2-inch plastic main will be abandoned in place.  (This work will require two days to complete.)  This work shall be coordinated such that the relocation is accomplished prior to excavation of the utility access trail.

STA 511+25 to 518+00, Right.  The existing 2-inch plastic main from Station 511+25 to 514+50, right conflicts with the proposed slopes.  The service line on the left side of Handley Street will also be in conflict.  Enstar will install 250 LF of 2-inch plastic main to Station 515+00, retie the Handley Street service, and extend the 2-inch plastic main up to Station 518+00.  The new line will generally be at 5 feet inside the Right-of-Way line.  (This work will require two days to complete.)

STA 512+50.  The existing 2-inch crossing is not in conflict with the proposed construction.

10.	STA 529+00 to 556+75, Left.  Enstar will install 2050 LF, 3-inch plastic main at approximately 5 feet inside the Right-of-Way line.  This work is outside the proposed slope limits except for the crossing at Barbara Street.  The crossing at Station 556+75 will require coordination.  (This work will require five days to complete.)

11.	STA 556+75 to 573+00, Right.  The existing 3-inch plastic main is not in conflict with the proposed slopes.

12.	STA 573+00 to 595+50, Right.  The existing 2-inch plastic main is in conflict with the proposed cut slopes.  Enstar will install 2200 LF, 3-inch plastic main at 5 feet inside the Right-of-Way line.  The existing 2-inch plastic main will be abandoned in place.  (This work will require five days to complete.)

STA 584+25.  The existing 1-inch crossing is not in conflict with the proposed construction.

13.	STA 590+25 to 595+50, Left.  The existing 2-inch plastic main is in conflict with the proposed cut slopes.  Enstar will install 520 LF of 2-inch plastic main between Station 590+25 and 595+50, at 10 feet inside the Right-of-Way Line.  The existing 2-inch plastic main will be abandoned in place.  (This work will require two days to complete.)

STA 590+50.  The existing 2-inch crossing is not in conflict with the proposed construction.

14.	STA 595+50 to 607+50, Right.  Enstar will install 1200 LF of 3-inch plastic main at approximately 10 feet inside the Right-of-Way line.  The Moose River Crossing will require placement of the 3-inch main through a sidewalk duct on the east side of the new bridge.  This must be performed after the right half of the bridge is completed and the roadway embankment is constructed to top of fill under the proposed sidewalks.  (The work will require five days to complete.)

STA 607+50.  The existing 2-inch crossing is to be abandoned.  Also, the existing 2-inch line left of Stations 605+50 to 607+50 will be abandoned when the new crossing at 605+50 is in operation.

105-1.07  Cooperation Between Contractors.  Add the following:  Additional contracts will be let by the Department within or bordering the project limits and portions of the work under these contracts will be performed concurrently with this project.  The additional contracts are as follows:

1.	Sterling Highway, MP 82-94, Clearing for Utilities

2.	Sterling Highway, MP 79-82, Moose River to Naptown

The Contractor shall coordinate his traffic control, construction, and material hauling operations with the prime contractors of the above contracts so as to minimize impact on the travelling public, and to minimize conflicts with the work being performed under the other contracts.

The following restrictions apply within the area from Sta 560+00 to E.O.P.:

1.	All roadway and bridge work shall be completed on or before December 31, 1992.  Upon completion, this work will be accepted in accordance with subsection 105-1.14, Partial Acceptance and will relieve the Contractor from further responsibility for that segment of the project.

2.	Failure to complete the roadway and bridge work in this area by December 31, 1992, will subject the Contractor to liquidated damages in accordance with subsection 108-1.07, Failure to Complete on Time for each day that the work remains incomplete after that date.

3.	Upon partial acceptance, access to this area will be granted to the Sterling Highway, MP 79-82 Contractor.

Standard Modifications

105-1.12 Load Restrictions.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan.  (5/7/91)

Special Provisions

105-1.12 Load Restrictions.  Add the following to the second paragraph:  Overload and oversize permits will be issued to move the prestressed concrete girders between the Port of Anchorage, an Anchorage Fabricating yard, the dock of Seward or the dock at Kenai and the job site.  No overload may cross the Ship Creek Bridge, Bridge No. 417.  Unless otherwise permitted by the overload permit officer, any permit will be subject to the following limitations:

Maximum Single Axle Load          30,000 lbs.

Maximum Tandem Axle Load          60,000 lbs.

Maximum Triple Axle Load          80,000 lbs.

Maximum Four Axle Load            95,000 lbs.

Maximum Spacing of Axle Groups    20 feet c. to c. axle                                    groups

Minimum Spacing within Group      4 feet c. to c. axles

Maximum Speed on any Structure    3 mph

The maximum axle loads tabulated above are applicable to hauling equipment with fixed axles only; variable load suspension (VLS) axles shall not be considered part of an axle group for purposes of this specification.

Vehicles shall cross structures at a constant speed, centered on the roadway, and with no shifting of gears.  Whenever the load exceeds 80,000 pounds, the vehicle shall be preceded by a walking flagger when crossing structures.

This overload allowance shall not apply to the transportation of construction materials other than prestressed concrete girder sections.

All overload permits are subject to seasonal load restrictions.

Routing shall be as prescribed by the permit officer, 1-(800) 478-7636 or (907) 345-7750.

Alternate axle configurations and loadings which may reduce the overload movement restrictions and conditions are subject to individual review and analysis by the permit officer.

105-1.15  Project Completion.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work scheduled under subsection 618-3.04, Maintenance of Seeded Areas, a letter of project completion will be issued by the Engineer.  (7/1/90)

105-1.17  Claims for Adjustment and Disputes.  Add the following in the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.  (2/1/91)

Add the following:  Legal actions will be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/29/87)

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel products which are to be incorporated into the work shall be produced in the United States except that minor amounts of steel products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract cost, or $2500, whichever is greater.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel products into the project.  (11/9/84)

106-1.02  Local Material Sources.  General.  Add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)

Add the following:  Prior to placing or removing any material in/from a location other than those designated below, that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)

Add the following to Item 3., Designated Sources:  The following material sites are available for use on this project in obtaining the quantity of Selected Material, Type B as indicated below.  The State Historical Preservation Office has found these sites devoid of significant cultural resources.  Field investigation and sampling data are contained in reports entitled "Material Site Report for M.S. 21-2-400-1 and Material Site Report for M.S. 21-2-401-1".  The location of the sites are shown on the plans.

Selected Material

Material Site No.             Type B

21-2-400-1               335,000 Tons

21-2-401-1               610,000 Tons

If the Contractor elects to use these material sites to obtain Selected Material, Type A, Crushed Aggregate Base Course or aggregate for Asphalt Concrete, Type IIA, he shall perform all necessary exploration to determine suitability and no guarantee of quantities are made for any material, including Selected Material, Type B.  In no case shall material be taken from these sites for meeting the requirements of Selected Material, Type C.

The following guidelines pertain to the development and use of these sites for materials extraction for the subject project.  All work necessary to develop and operate these sites for material extraction, including providing site facilities, dust control, and performing site cleanup and rehabilitation, will not be paid for directly, but will be subsidiary to the borrow pay items.

a.	DEFINITIONS.

1)  The Development Plan describes the general guidelines to be used in site planning, along with use stipulations that apply to differing types of sites as applicable.

2)  The Mining Plan is a site and project specific sketch map and narrative that conforms to the development plan guidelines and conditions, and which is prepared and submitted by the Contractor to the Engineer prior to site use.

b.	DEVELOPMENT PLAN GUIDELINES.

1)  Objectives.  The following are the objectives of the development plan:

-To eliminate or minimize unauthorized uses, including dumping of waste, discharge of firearms, and unauthorized removal of materials.

-To minimize disturbance to the public and to adjacent lands and resources during site operation.

-To minimize soil erosion and air or water pollution.

-To rehabilitate the site after operations, leaving it in a natural appearing state;  final site conditions adaptable to multipurpose utilization, specific wildlife enhancement or minimum deviation from surroundings, or to modify the site for fish/wildlife habitat enhancement.

2)  Aesthetics.  Consideration must be given to all aesthetic values in the planning of site extraction and production operations, including associated roads and facilities.

The location, size, shape, and depth of excavation will be considered to the extend that these factors create a visual impact related to the traveling public's angle of view, distance to view, and duration of view.

Mitigating measures incorporated in site design will include the use of vegetation screens and existing landforms to eliminate or modify visual impact to the traveling public when practicable.

Upland and quarry sites may be visible for several miles; therefore, the visual impact on the surroundings must be considered.  For instance, all attempts should be made to avoid ridge line or rectangular dimensions for excavations or clearings.

3)  Survey Monuments.  The Contractor shall mark and protect all survey monuments within or near the site against destruction, obliteration, or damage during the life of this contract.  If any public land monuments, or corners, or accessories, including but not limited to, U.S. Coast and Geodetic, U.S. Geological Survey, and/or Bureau of Land Management survey monuments, are destroyed, obliterated, or damaged, the Contractor, by utilization of a registered land surveyor, shall reestablish or restore the monuments, corners or accessories using surveying procedures in accordance with the Department's "Construction Surveying Requirements", dated June, 1987, and shall record such survey in the appropriate records.

The Contractor shall establish the property boundaries and monument the corners of the material site prior to stripping or excavation activities at the site.  Monumenting shall consist of rebar and 2-1/2 inch diameter aluminum monument cap.

4)  Vegetation Screens and Buffer Areas.  A 100 foot vegetation screen of undisturbed land (with the exception of access roads) will be maintained between site clearing or excavation, and any public roads or navigable waterbodies.

A 100 foot diameter undisturbed buffer will be maintained around any existing structures on the site, such as telephone or power line supports.

A 50 foot undisturbed buffer shall be maintained adjacent to any streams or site boundaries not adjacent to roads or navigable waterbodies, with the exception of sites situated on flood plains or submerged lands or sites requiring drainage ditches or connections to waterbodies, such as sites developed in connection with fishery enhancement purposes.

5)  Access Roads.  Access roads shall be limited to the minimum number necessary (normally one) and shall be no more than 30-feet in width.  If at all practicable, road design will incorporate a dog leg or other curvature through the 100-foot vegetation screen to prevent direct view of the open excavation by the traveling public.  During dry conditions, dust along the access routes shall be controlled by water trucks or by the application of calcium chloride.

6)  Cultural/Archaeological.  Reasonable measures shall be taken to avoid destroying, damaging, or removing paleotological, historical, or archaeologiacl sites or artifacts.  In the event that objects of historic or scientific interest, or antiquities are discovered on the land, they will be left intact and immediately brought to the attention of the Engineer, and operations upon that portion of the site shall cease.

7)  Clearing.  Clearing of vegetation and overburden shall be limited to the minimum acreage necessary to provide the required volume of materials and for areas needed for parking, equipment storage and stockpiles. Additional clearing may not exceed five acre increments in advance of excavation.  Areas, where any doubt exists about quantity or quality of material, shall be proven with minimal disturbance prior to clearing and stripping.

8)  Timber.  Standing timber over 5 inches diameter at breast height in areas to be excavated will be offered to the public for cutting prior to clearing operations.  The clearing area must be flagged and measures taken to prevent public cutting of timber in vegetation screens and buffers.  In lieu of offering the timber for public cutting, said timber may be cut into eight foot sections, de-limbed, and stacked in an area made available for public removal.  All trees, snags, and other woody material cut in connection with clearing operations shall be felled into the permit area and away from watercourses.  All trees, snags, or other woody material cut in connection with clearing operations shall be cut so that the resulting stumps shall not be higher than six inches measured from the ground on the uphill side.

9)  Chipping.  All brush and waste timber shall be chipped and stockpiled for spreading with or beneath the overburden for rehabilitation of non-expandable slopes and surfaces.  Non-chippable stumps shall be buried in depleted portions of the site and covered by a minimum of six inches of earthen materials.

10)  Overburden.  Overburden will be cleared only to the extent necessary to provide specific project quantities and stripped overburden will be stockpiled within the confines of the site.  After excavation and contouring is complete, the stockpiled overburden will be spread evenly over worked-out  portions of the  site and non-expandable

slopes as directed by the Engineer.  Pushing overburden into standing timber or drainage courses is not authorized.

11)  Slopes.  The site will be excavated leaving side slopes of 2:1 or flatter and all excavated surfaces dressed to smooth contours.  All excavation shall proceed toward non-expandable slopes.  The excavation of the sides of the pit shall be done in such a way that at no time will backfilling be required in order to meet the final 2:1 slope stipulations.  Excavated slopes suitable for future site expansion shall not be rehabilitated until site expansion is completed.

12)  Excavation Depth.  Upland sites will be excavated no lower than two feet above any existing water table.

13)  Streams and Drainages.  Existing drainage patterns should be altered only if necessary to prevent runoff contamination from the site causing erosion to adjacent lands or the entry of unacceptable levels of sediments into local water bodies.

Upland site excavations shall be daylighted and graded to drain when necessary and feasible to prevent seasonal ponding, except when fishery or wildlife enhancement is intended.

14)  Reject Materials.  Reject materials shall be stockpiled separately within the site at a location identified and approved through the mining plan.  No materials less than 10-inches in diameter (except for overburden and designated waste or unusable materials) shall be rejected and stockpiled in the Site, unless specifically authorized by the Engineer.

15)  Site Facilities.  The Contractor shall provide portable sanitation facilities.  The Contractor may also install a trailer or mobile home for an office or night watchman's use.  If a trailer or mobile home is provided for a night watchman, provisions must be made for sanitary waste and garbage disposal.  If the Contractor constructs any camp on the land, such location shall be indicated on the mining plan and approved by the Engineer, and such Engineer shall have authority to require that said camp be kept in a neat and sanitary condition.  The Contractor(s) may leave equipment on the site until completion of project utilization with the understanding that the Department does not accept any responsibility for theft or damage.

No garbage or trash generated during site use will be buried or disposed of within the site.

If a wash plant is to be located on the site, in accordance with the Contractor's mining plan, sediment settling basins shall be constructed to permit the removal of silt prior to runoff entering any water bodies.  Sediments shall not be released in any lake or water drainage in such concentrations as would exceed acceptable water standards.

Petroleum product storage tanks shall be surrounded by berms of sufficient volume to contain 150 percent of the total volume of the tank and have an impervious liner within the berm and under the tank.  Measures must be taken during equipment servicing to prevent any petroleum products from spilling on the ground.  Said storage tanks and liner shall be removed and the containment berm shall be graded to conform with the Site floor upon completion of the project.

Crushers, asphalt hot plants, or other processing facilities may be located on the site in accordance with the Contractor's mining plan and must be operated in such a manner that no local, state, or federal laws, regulations, and guidelines are violated.

16)  Emissions.  Emissions from pumps, motors, equipment, installations, and burning material must meet the air quality standards of the United States Public Health Service and the State of Alaska.  All burning   shall   meet   the   requirements  of  all

applicable State and Federal laws and regulations and shall be used with maximum precautions to prevent forest and tundra fires.  After burning, unconsumed material shall be disposed of in a manner approved in advance by the Engineer.

17)  Petroleum Products.  Petroleum spills of any size will be reported immediately to the Engineer.  Waste petroleum products shall be removed from the material site and legally disposed elsewhere.

18)  Maintenance and Operations.  Since certain sites may be utilized by Department Maintenance Personnel, those sites shall be left open and shall be accessible for their use.

19)  Use of Materials.  The Contractor shall not remove material of any kind or quality other than that needed for use on this project.

20)  Hazards.  The site shall be operated in a manner that is not hazardous to humans or to wildlife.

21)  Rehabilitation.  Rehabilitation areas susceptible to erosion shall have the overburden spread and shall be seeded in accordance with Section 618, Seeding.

Rehabilitation areas not susceptible to erosion shall be scarified and fertilized to allow natural revegetation.

A final pit inspection will be done by the Engineer or his representative, and the Contractor's representative, after completion of operations and prior to the removal of equipment to ensure compliance with the appropriate stipulations.  The Contractor shall notify the Engineer 21 days prior to the scheduled removal of rehabilitation equipment from the site in order that an inspection can be performed.

Upon site completion and prior to vacating the site, the Contractor shall smooth out the pit to conform to the surrounding topography and distribute overburden over slopes and floor surfaces prior to site completion.  The access road to the pit shall be restored.  No sharp depressions or steep mounds shall be left in the pit area.

22)  Site Clean-up.  All site clean-up shall be performed and all Contractor's equipment shall be removed from the site within 30 days following the completion of material haul.

23)  Contractor's Responsibility.  The Contractor and his agents, employees, and subcontractors are bound by all pertinent conditions of the development plan and the approved mining plan, along with all applicable State and local laws.  Any variations from the specific or general stipulations must be approved through the Engineer.

24)  Expansion of Sites.  If, in the future, expansion of a site is required, additional needs shall be shown on a revised material source sketch map.  A request from the Department for an amendment of the site boundary will be made to the Department of Natural Resources.  These development plan stipulations will apply to any amended areas.

25)  Contractor's Mining Plan.  Prior to use of the site for a specific project, a mining plan shall be submitted by the Contractor for approval by the Engineer.  The mining plan will require a sketch map showing the site boundaries, the working boundary, proposed access route(s), temporary building and processing plant locations, and drainage diversion measures, if any.  A mining plan narrative must accompany the sketch map and shall include dust suppression measures, measures to insure oil spill containment, and measures to prevent working area runoff contamination to water bodies.

In addition to the mining sketch plan and narrative, all applicable conditions in the development plan must be complied with.

26)  Changes in Conditions.  Unforeseen conditions arising during construction and operation, in accordance with the development and mining plans, may make it necessary to revise or amend the development and/or mining plan.  In that event, the Contractor and the Engineer shall agree as to what revisions or amendments shall be made.

c.	MINING PLAN GUIDELINES

1)  General.  The mining plan, by sketch map and narrative, describes the Contractor's proposed method of operation and must be in compliance with the conditions of the controlling development plan.  After approval of the mining plan by the Engineer, it will be used as a site use field guide by the Contractor, and Engineer.

Sketch maps shall have a scale sufficient for clarity under field conditions.

All data that can be shown graphically should be shown in that manner unless it can be better described in the accompanying narrative.

The use of multiple sheets should be avoided, if practical.

Section and profile drawings should be used as appropriate.

2)  Sketch Maps.  Items to be shown on sketch maps, when appropriate, shall include:

-	Site boundary,

-	Existing or proposed access route and design,

-	Proposed working limits to be marked on the ground,

-	Development stages,

-	Approximate contours before and after excavation,

-	High and low water lines,

-	Vegetation lines and type of vegetation, screens and dimensions,

-	Material stockpiling areas,

-	Overburden and reject stockpiling areas,

-	Other planned features, such as processing plans, temporary housing, well(s), weigh scales, etc.

-	Final slope ratios and site drainage measures including grade and, when appropriate, daylighting ditches or stream dimensions as appropriate.

-	Scale of drawing, North arrow, and specific dimensions as appropriate,

-	When sites are to be developed as wildlife or fishery enhancement ponds, pond configurations, connections to existing bodies of water, final pond depths, slopes, and any islands shall be shown on the sketch maps.

3)  Narrative.  The mining plan narrative may be made part of the mining plan sketch map or may be attached to the sketch map as conditions allow.  Items to be addressed in the mining plan narrative shall include:

-	Methods of operation,

-	Length and times of operation (day, month, year, and working hours),

-	Air and water pollution control measures,

-	Rehabilitation measures.

4)  Supplements and Amendments.  Supplements and amendments to an approved mining plan may be initiated by the Contractor or the Engineer when conditions warrant such actions.  Supplements and amendments must be mutually agreed upon and proper approval obtained prior to commencement of work of a changed nature.

Minor changes are those that affect the handling of the details of the operation, but remain in compliance with the development plan.  These changes may be authorized by the Engineer.

Major changes are those which cause the final outcome of the site to be significantly different from the approved mining plan or are not in compliance with the development.

Changes in final site outcome must be approved in writing by the Engineer.

Changes not in compliance with the development plan must be authorized in writing by the Engineer.

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.01  Laws to be Observed.   Add the following:  Specific Equal Employment Opportunity Responsibilities of Federal-Aid Construction Contractors.

1.	General

a.	Equal employment opportunity requirements not to discriminate and to take affirmative action to assure equal employment opportunity as required by Executive Order 11246 and Executive Order 11375 are set forth in Required Contract Provisions (Form 25D-55) and these Special Provisions which are imposed pursuant to Section 140 of Title 23, U.S.C., as established by Section 22 of the Federal-Aid Highway Act of 1968.  The requirements set forth in these Special Provisions shall constitute the specific affirmative action requirements for project  activities  under  this contract and supplement the equal employment opportunity requirements set forth in the Required Contract Provisions.

b.	The contractor will work with the State highway agencies and the Federal Government in carrying out equal employment opportunity obligations and in their review of his/her activities under the contract.

c.	The contractor and all his/her subcontractors holding subcontracts not including material suppliers, of $10,000 or more, will comply with the following minimum specific requirement activities of equal employment opportunity:  (The equal employment opportunity requirements of Executive Order 11246, as set forth in Volume 6, Chapter 4, Section 1, Subsection 1 of the Federal-Aid Highway Program Manual, are applicable to material suppliers as well as contractors and subcontractors.)  The Contractor will include these requirements in every subcontract of $10,000 or more with such modification of language as is necessary to make them binding on the subcontractor.

2.	Equal Employment Opportunity Policy

The contractor will accept as his operating policy the following statement which is designed to further the provision of equal employment opportunity to all persons without regard to their race, color, religion, sex, or national origin, and to promote the full realization of equal employment opportunity through a positive continuing program:

It is the policy of this Company to assure that applicants are employed, and that employees are treated during employment, without regard to their race, religion, sex, color, or national origin.  Such action shall include:  employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship, preapprentice-ship and/or on-the-job training.

3.	Equal Employment Opportunity Officer

The contractor will designate and make known to the State highway agency contracting officers and equal employment opportunity officer (hereinafter referred to as the EEO Officer) who will have the responsibility for and must be capable of effectively administering and promoting an active contractor program of equal employment opportunity and who must be assigned adequate authority and responsibility to do so.

4.	Dissemination of Policy

a.	All members of the contractor's staff who are authorized to hire, supervise, promote, and discharge employees, or who recommend such action, or who are substantially involved in such action, will be made fully cognizant of, and will implement, the contractor's equal employment opportunity policy and contractual responsibilities to provide equal employment opportunity in each grade and classification of employment.  To ensure that the above agreement will be met, the following actions will be taken as a minimum:

(1)	Periodic meetings of supervisory and personnel office employees will be conducted before the start of work and then not less often than once every six months, at which time the contractor's equal employment opportunity policy and its implementation will be reviewed and explained.  The meetings will be conducted by the EEO Officer or other knowledgeable company official.

(2)	All new supervisory or personnel office employees will be given a thorough indoctrination by the EEO Officer or other knowledgeable company official covering all major aspects of the contractor's equal employment opportunity obligations within thirty days following their reporting for duty with the contractor.

(3)	All personnel who are engaged in direct recruitment for the project will be instructed by the EEO Officer or appropriate company official in the contractor's procedures for locating and hiring minority group employees.

b.	In order to make the contractor's equal employment opportunity policy known to all employees, prospective employees and potential sources of employees, i.e., schools, employment agencies, labor unions (where appropriate), college placement officers, etc., the contractor will take the following actions:

(1)	Notices and posters setting forth the contractor's equal employment opportunity policy will be placed in areas readily accessible to employees, applicants for employment and potential employees.

(2)	The contractor's equal employment opportunity policy and the procedures to implement such policy will be brought to the attention of employees by means of meetings, employee handbooks, or other appropriate means.

5.	Recruitment

a.	When advertising for employees, the contractor will include in all advertisements for employees the notation:  "An Equal Opportunity Employer."  All such advertisements will be published in newspapers or other publications having a large circulation among minority groups in the area from which the project work force would normally be derived.

b.	The contractor will, unless precluded by a valid bargaining agreement, conduct systematic and direct recruitment through public and private employee referral sources likely to yield qualified minority group applicants, including, but not limited to, State employment agencies, schools, colleges and minority group organizations.  To meet this requirement, the contractor will, through his EEO Officer, identify sources of potential minority group employees, and establish with such identified sources procedures whereby minority group applicants may be referred to the contractor for employment consideration.

In the event the contractor has a valid bargaining agreement providing for exclusive hiring hall referrals, he is expected to observe the provisions of that agreement to the extent that the system permits the contractor's compliance with equal employment opportunity contract provisions.  (The U.S. Department of Labor has held that where implementation of such agreements have the effect of discriminating against minorities or women, or obligates the contractor to do the same, such implementation violates Executive Order 11246, as amended.)

c.	The contractor will encourage his present employees to refer minority group applicants for employment by posting appropriate notices or bulletins in areas accessible to all such employees.  In addition, information and procedures with regard to referring minority group applicants will be discussed with employees.

6.	Personnel Actions

Wages, working conditions, and employee benefits shall be established and administered, and personnel actions of every type, including hiring, upgrading, promotion, transfer, demotion, layoff, and termination, shall be taken without regard to race, color, religion, sex, or national origin.  The following procedures shall be followed:

a.	The contractor will conduct periodic inspections of project sites to insure that working conditions and employee facilities do not indicate discriminatory treatment of project site personnel.

b.	The contractor will periodically evaluate the spread of wages paid within each classification to determine any evidence of discriminatory wage practices.

c.	The contractor will periodically review selected personnel actions in depth to determine whether there is evidence of discrimination.  Where evidence is found, the contractor will promptly take corrective action.  If the review indicates that the discrimination may extend beyond the actions reviewed, such corrective action shall include all affected persons.

d.	The contractor will promptly investigate all complaints of alleged discrimination made to the contractor in connection with his obligations under this contract, will attempt to resolve such complaints, and will take appropriate corrective action within a reasonable time.  If the investigation indicates that the discrimination may affect persons other than the complainant, such corrective action shall include such other persons.  Upon completion of each investigation, the contractor will inform every complainant of all of his avenues of appeal.

7.	Training and Promotion

a.	The contractor will assist in locating, qualifying, and increasing the skills of minority group and women employees, and applicants for employment.

b.	Consistent with the contractor's work force requirements and as permissible under Federal and State regulations, the contractor shall make full use of training programs, i.e., apprenticeship, and on-the-job training programs for the geographical area of contract performance.  Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.  In the event the Training Special Provision is provided under this contract, this subparagraph will be superseded as indicated.

c.	The contractor will advise employees and applicants for employment of available training programs and entrance requirements for each.

d.	The contractor will periodically review the training and promotion potential of minority group and women employees and will encourage eligible employees to apply for such training and promotion.

8.	Unions

If the contractor relies in whole or in part upon unions as a source of employees, the contractor will use his/her best efforts to obtain the cooperation of such unions to increase opportunities for minority groups and women within the unions, and to effect referrals by such unions of minority and female employees.  Actions by the contractor either directly or through a contractor's association acting as agent will include the procedures set forth below:

a.	The contractor will use best efforts to develop, in cooperation with the unions, joint training programs aimed toward qualifying more minority group members and women for membership in the unions and increasing the skills of minority group employees and women so that they may qualify for higher paying employment.

b.	The contractor will use best efforts to incorporate an equal employment opportunity clause into each union agreement to the end that such union will be contractually bound to refer applicants without regard to their race, color, religion, sex, or national origin.

c.	The contractor is to obtain information as to the referral practices and policies of the labor union except that the extent such information is within the exclusive possession of the labor union and such labor union refuses to furnish such information to the contractor, the contractor shall so certify to the State highway department and shall set forth what efforts have been made to obtain such information.

d.	In the event the union is unable to provide the contractor with a reasonable flow of minority and women referrals within the time limit set forth in the collective bargaining agreement, the contractor will, through independent recruitment efforts, fill the employment vacancies without regard to race, color, religion, sex, or national origin, making full efforts to obtain qualified and/or qualifiable minority group persons and women.  (The U.S. Department of Labor has held that it shall be no excuse that the union with which the contractor has a collective bargaining agreement providing for exclusive referral failed to refer minority employees.)  In the event the union referral practice prevents the contractor from meeting the obligations pursuant to Executive Order 11246, as amended, and these special provisions, such contractor shall immediately notify the State highway agency.

9.	Subcontracting

a.	The contractor will use his best efforts to solicit bids from and to utilize minority group subcontractors or subcontractors with meaningful minority group and female representation among their employees.  Contractors shall obtain lists of minority-owned construction firms from State highway agency personnel.

b.	The contractor will use his best efforts to ensure subcontractor compliance with their equal employment opportunity obligations.

10.	Records and Reports

a.	The contractor will keep such records as are necessary to determine compliance with the contractor's equal employment opportunity obligations.  The records kept by the contractor will be designed to indicate:

(1)	the number of minority and nonminority group members and women employed in each work classification on the project,

(2)	the progress and efforts being made in cooperation with unions to increase employment opportunities for minorities and women (applicable only to contractors who rely in whole or in part on unions as a source of their work force),

(3)	the progress and efforts being made in locating, hiring, training, qualifying, and upgrading minority and female employees, and

(4)	the progress and efforts being made in securing the services of minority group subcontractors or subcontractors with meaningful minority and female representation among their employees.

b.	All such records must be retained for a period of three years following completion of the contract work and shall be available at reasonable times and places for inspection by authorized representatives of the State highway agency and the Federal Highway Administration.

c.	The contractors will submit an annual report to the State highway agency each July for the duration of the project, indicating the number of minority, women, and non-minority group employees currently engaged in each work classification required by the contract work.  This information is to be reported on Form PR 1391.  If on-the-job training is being required by "Training Special Provision", the contractor will be required to furnish State of Alaska Form 25A312.

(4/8/83)

107-1.11  Protection and Restoration of Property and Landscape.  Add the following to the third paragraph:  When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2253.

Add the following:  The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  Also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.  (5/7/91)

The Contractor shall not excavate, nor use for fill, any material containing hazardous substances or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected of containing hazardous substances or petroleum fuels.

The Contractor shall not use land from Izaak Walton League Park, Scout Lake Recreation Area, or any other park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.

The Contractor shall do no work, trespass, stockpiling, staging, or parking below the ordinary highwater mark of any watercourse, unless permitted by the contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

Standard Modifications

107-1.13  Responsibility for Damage Claims.  In the first sentence, change "claims or actions for injuries" to read "claims, actions or liabilities for injuries".  (5/12/89)

Special Provisions

107-1.15 Contractor's Responsibility for Work.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.  (5/7/91)

Standard Modifications

107-1.16  Contractor's Responsibility For Utility Property And Services.  In the last sentence of the third paragraph delete: "by the local fire authority."  (5/12/89)

Special Provisions

107-1.16  Contractor's Responsibility for Utility Property and Service.  Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning Utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the Utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The Utility mislocates the facility in the field by more than 2.5-feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the Utility.

(9/1/89)

107-1.21  Permits.  Add the following Subsection:  The following permits have been received on the Contractors behalf by the Department:

1.	A Department of the Army, Section 404, permit No. M-890669, Moose River 5, dated September 20, 1990, expiring June 30, 1993.

2.	An Alaska Department of Fish and Game (ADF&G), permit No. FG90-II-0728, dated November 7, 1990, expiring December 31, 1992.

The permits obtained by the Department are attached to those specifications as Appendix B.  The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have copies of the permits posted in the project office.

(8/1/90)

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Add the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License.

2.	Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria  for an  independent contractor are not found to

exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the contract.  These criteria are:

1.	the owner-operator's right to control the manner in which the work is to be performed,

2. 	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)

Standard Modifications

108-1.03  Prosecution and Progress.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)

Special Provisions

108-1.03  Prosecution and Progress.  In the first paragraph, delete the words "At this time" and substitute:  "Five working days before the preconstruction conference".  (5/7/91)

Add the following:  The construction of this project will be planned and recorded with a conventional Critical Path Method (CPM) schedule.  The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, and utility companies.

1.	Preparation of Initial Schedule.

At the preconstruction conference, the Contractor shall submit for the Engineer's approval a detailed initial Progress Work Schedule in the activity-on-arrow format.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project or any milestone shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed schedule are required, the Contractor shall do so promptly.  The schedule must be finalized within 60 days of the Notice to Proceed.

2.	Schedule Requirements.

All activity-on-arrow diagrams shall include:

a.	Activity nodes

b.	Activity Description

c.	Activity Duration

d.	Resources Required for each of the Project Activities, including:

(1)	labor, showing:

-work days per week

-holidays

-numbers of shifts per day

-number of hours per shift

(2)	equipment, including the number of units of each type of equipment, and

(3)	materials.

The activity-on-arrow diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and approvals and fabrication and delivery activities.  All network "dummies" are to be shown on the diagram.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	60 - Day Preliminary Schedule.

Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer's approval of a 60-day preliminary schedule.  This schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates And Progress Payments.

Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the Progress Work Schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.

The Contractor will revise activity on arrow diagrams for the following:

a.	resource availability,

b	delay in completion of any critical activity,

c.	actual prosecution of the work which is, as determined by the Engineer, significantly different than that represented on the schedule, or

d.	the addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

The principals involved and terms used in this section are as set forth in the Associated General Contractors of America publication, "The Use of CPM in Construction, A Manual for General Contractors and the Construction Industry", Copyright 1976.

In addition to the CPM Progress Work Schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail work activities, manpower involved by trade, work hours, equipment involved and the location of the work to be performed.

After approval of the Progress Schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.  State representatives may be attending meetings, community council meetings, throughout the Region, and it is expected that the spokesperson will accompany them to assist by briefly describing, and answering questions about the Contractor's work and time schedules.  The spokesperson will also be required to accompany the Engineer to residents and businesses abutting the Sterling Highway, when disputes or problems arise that require mediation between the public and the project.  The spokesperson must be able to speak for the Contractor and commit the Contractor to courses of action when needed to resolve problems.

Preparation of the CPM work schedule, two week work plans and providing a spokesperson will not be paid for directly, but will be subsidiary to Item 640(1) Mobilization and Demobilization.  (6/13/90)

108-1.05  Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer. (9/1/89)

108-1.06  Determination and Extension of Contract Time.  Add the following:

4.	Suspensions of Work Ordered by the Engineer.  If the performance of all or any portion of the work is suspended or delayed by the Engineer in writing for an unreasonable period of time (not originally anticipated, customary, or inherent to the construction industry) and the Contractor believes that additional compensation and/or contract time is due as a result of such suspension or delay, the Contractor shall submit to the Engineer in writing, a request for adjustment within 7 calendar days of receipt of the notice to resume work.  The request shall set forth the reasons and support for such adjustment.

Upon receipt, the Engineer will evaluate the Contractor's request.  If the Engineer agrees that the cost and/or time required for the performance of the contract has increased as a result of such suspension and the suspension was caused by conditions beyond the control of and not the fault of the Contractor, its suppliers, or subcontractors at any approved tier, and not caused by weather, the Engineer will make an adjustment (excluding profit) and modify the contract in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment will be allowed unless the Contractor has submitted the request for adjustment within the time prescribed.

No contract adjustment will be allowed under this clause to the extent that performance would have been suspended or delayed by any other cause, or for which an adjustment is provided for or excluded under any other term or condition of this contract.

(4/13/89)

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  General.  Add the following:  When more than one variety of material or work item is specified for a single pay item number, letter or numeric suffixes will be included within the parenthesis to differentiate the types.  (9/1/89)

Standard Modifications

109-1.03 Scope of Payment.  Delete the last sentence of the fourth paragraph.  (5/7/91)

Special Provisions

109-1.04  Compensation for Altered Quantities.  In the third indented subparagraph, delete the following: ", except that the total payment for the item shall not exceed 75 percent of the total amount bid for the item".  (4/13/89)

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)

109-1.07  Payment For Materials on Hand.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska only, at a location acceptable to the Engineer (9/1/89)

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, CFR (Code of Federal Regulations), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  Interpretation.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03.3 for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Goal in order to be eligible for award of this contract.

120-3.01  Determination of Compliance.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that ALL of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02, Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, ALL of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02,  Good Faith Effort.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Goal those monies allowed by the Engineer in Subsection 120-3.03, paragraph No. 4,  as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under Subsection 120-5.01, Basis of Payment.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100 percent.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01 until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per  Subsection 120-3.03, paragraph No. 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

Payment or Deduction will be made under:

Pay Item No.        Pay Item         Pay Unit

120(1)        DBE Adjustment   Contingent Sum

(5/12/89)

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-2.01  General.  Add the following:  Timber 5 inches in diameter or larger at breast height shall be cut into 8 foot lengths, de-limbed, and stacked at locations approved by the Engineer for public removal.  These locations shall be adjacent to the nearest side street or other approved site which does not create a traffic hazard due to lack of adequate parking for the public.  The Department will notify the public of the availability of the timber once it has been stacked.  The Contractor shall schedule his clearing and grubbing work so as to provide two weeks for the public to access those areas of the project where such timber is available prior to completion of the clearing and grubbing work in those areas.  The Contractor shall dispose of any timber left by the public after the two week time period.

201-4.01  Basis of Payment.  Add the following:  All work required to cut and stack timber for public removal will be subsidiary to Item 201(3A) Clearing and Grubbing.

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 Description.  Add the following:  This work shall also include the removal of fences and removal and disposing of the Moose River Bridge in accordance with the details and at the locations shown on the plans.  The foundations and any remaining building structure shall also be removed by the Contractor.

The existing Moose River Bridge No. 672 consists of a continuous composite steel girder with concrete deck superstructure having an overall length of approximately 159 feet and width of approximately 28 feet.  The substructure consists of two concrete abutments and two piers.  Each concrete abutment is supported by steel encased cast-in-place concrete piles.  Each pier consists of a concrete pier cap having six concrete pile supports extending to a concrete collar at or below the water surface with six steel encased cast-in-place piling embedded approximately 30 feet.

This work shall also include ground water well abandonment and the removal of septic systems, at the locations shown on the plans.

202-2.01  General Construction Requirements.  Add the following:  The construction of mail box installations shall use new mail boxes.  Existing newspaper delivery tubes shall be relocated to new posts.  Mail boxes shall be United States Postal Service approved, either traditional or contemporary design, having a minimum length of 21-inches, minimum width of 8-inches and minimum height of 10-1/2 inches.  Existing posts and foundations shall be removed and remaining holes backfilled to the level of surrounding ground.

The removal and obliteration of foundations shall be completed, including but not limited to, the removal of any utility lines, the filling in of the remaining depressions and the final grading to natural and pleasing contours.

The removal of septic systems and removal or abandonment of wells shall be accomplished in a manner consistent with current Alaska Department of Environmental Conservation (DEC) guidelines.

202-2.02  Removal of Bridges, Culverts and Other Drainage Structures.  Delete the first sentence of the fourth paragraph and substitute the following:  The substructures of existing structures shall be removed in their entirety.  In the event that the existing piling cannot be pulled out, the Contractor shall submit a plan for an alternate method of removal to the Engineer for approval.  At a minimum, the piling shall be cut off two feet below natural ground surface or one foot below the existing river bottom.  The Contractor shall comply with the in-stream work window limitations contained in subsection 107-1.21, Permits.

202-2.04  Removal of Pavement, Sidewalks, Curbs, Etc.  Add the following:  Pavement removed may be placed in the embankment below the selected material, type B layer or placed in the lower reaches of selected material, type D.  It shall be placed away from wetlands, and no closer than 300 feet to a stream.  The broken asphalt pieces shall be six inches or less in maximum dimension.

For disposal of removed asphalt concrete not placed as embankment, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt.  A DEC permitting officer in Anchorage may be contacted at 563-6529, extension 246.

Standard Modifications

202-3.01  Method of Measurement.  Delete the fourth and fifth paragraphs and substitute the following:  Mail box installations will be measured by each complete unit of the type (single, double, or multiple) specified.

Newspaper tube installations will not be measured for payment but will be considered subsidiary to mail box installations.

(5/7/91)

Special Provisions

202-3.01  Method of Measurement.  Add the following:  The removal and obliteration of foundations and structures will not be measured for payment, but will be subsidiary to and included under Item 202(1), Removal of Structures and Obstructions.

Removal of fence will be measured by the linear foot for the actual amount of fence taken down, disposed or delivered to the owner, regardless of the type or height.

Removal of Moose River Bridge will not be measured for payment.

Ground Water Well Abandonment will be measured for payment for each well capped in a manner consistent with DEC regulations.

Removal of Septic System will be measured for payment by each system removed and disposed of in a manner consistent with DEC regulations and will include excavation, purging of the septic tank, removal and disposal of septic tank and all standpipes, and backfill of the resultant holes.

Standard Modifications

202-4.01  Basis of Payment.  Delete the third paragraph and substitute the following:  Mail boxes installations will be paid for at the contract price per unit.  Such price will be full compensation for removal, temporary relocation, and final installation of mail boxes and newspaper tubes.

Special Provisions

202-4.01  Basis of Payment.  Add the following:	Payment for removal of Moose River Bridge will include all labor, equipment and materials necessary to remove and dispose of all bridge elements, accepted by the Engineer.  All existing bridge elements will become the property of the Contractor.

Add the following pay items:

Pay Item No.          Pay Item            Pay Unit

202(12)         Removal of Fence     Linear Foot

202(17)     Removal of Moose River     Lump Sum

Bridge

202(20)   Double Mail Box Installation   Each

202(23)        Ground Water Well         Each

Abandonment

202(24)    Removal of Septic System      Each

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  Description.  Add the following:  Work under this section shall include the installation of settlement platforms at locations shown on the plans or as directed by the Engineer.

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.  (5/12/89)

Special Provisions

203-3.01  General Construction Requirements.  Add the following:  Settlement platforms shall be constructed as detailed on the plans.  Surveying required for the installation and monitoring of the settlement platforms shall be performed in accordance with Section 642, Construction Surveying.

203-3.02  Embankment Construction.  On page 96, delete the first sentence of the second paragraph, and substitute the following:  Roadway embankments shall be placed in horizontal layers not exceeding eight inches in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by one foot and transversely by 20-feet.

Standard Modifications

203-3.02  Embankment Construction.  On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible, in accordance with approved methods.  (5/7/91)

Special Provisions

203-3.02  Embankment Construction.  Add the following:  Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104, Scope of Work.  (9/1/89)

The method of placement and compaction for Selected Material, Type D, shall be at the Contractor's option.  There are no placement or compaction requirements stipulated in this contract for Selected material, Type D.

203-3.06  Disposal Areas.  Add the following subsection:  The following locations are available for the Contractor's use in disposing of approximately 75,000 cubic yards of excess material obtained from this project:

Available Disposal Locations

Sta  36+50 to  40+00, Left

Sta  65+00 to  80+00, Left

Sta  92+00 to 102+00, Left

Sta 158+00 to 168+00, Left

Sta 219+00 to 231+00, Right

Sta 310+00 to 320+00, Right

Sta 346+00 to 364+00, Right

Prior to use of these sites, the Contractor shall obtain written approval from the Engineer.  The use of these sites is subject to the following restrictions:

1.	The disposal area shall be cleared and grubbed in accordance with Section 201, Clearing and Grubbing.  This work will be paid under Item 201(3A), Clearing and Grubbing.

2.	The material to be disposed shall meet the requirements of Selected Material, Type D, but not meet the requirements of Selected Material, Type C.

3.	The limits of disposal shall conform to the following:

a.	Top shall extend from the edge of shoulder at a cross slope of 10 horizontal to 1 vertical.

b.	Side slopes shall be no steeper than 2 horizontal to 1 vertical.

c.	Maximum widths shall not exceed the Sterling Highway, Phase II fill limits.  This information will be provided by the Engineer.

4.	Upon completion, the sites shall be shaped to a smooth and uniform finished surface.  Measures shall be taken to ensure adequate site drainage, and shall be acceptable to the Engineer.  This work will be subsidiary to the disposal and will be performed at no additional cost.

5.	Any culverts necessary to maintain drainage through the disposal areas will be provided by the Contractor with no additional compensation and shall be constructed in accordance with Section 603, Culverts.  Any culvert extensions required shall be of the same type and size as the existing culverts.

6.	Four inches of topsoil shall be placed on the side slopes in accordance with Section 620, Topsoil and the top area and side slopes shall be seeded in accordance with Section 618, Seeding.  Topsoil and seeding will be paid under Items 620(1), Topsoil and 618(2), Seeding, respectively.

203-3.07 Excavation of Contaminated Material.  Add the following subsection:  This work shall consist of removing fuel contaminated soils encountered during the excavation.  Disposal of fuel contaminated soils shall be at a location approved by the Engineer.

1.	Determining Limits of Contaminated Soil.  The exact limits of potential contaminated soil within the excavation can not be determined until the material is exposed.  Once exposed, the soil shall be tested in accordance with subsection 644-2.09, Contaminated Material Testing.  Testing will verify the contamination levels in the soils and determine if the soils can be disposed of as unclassified excavation or if they will require special handling.

Soils that have a response from photoionizing detector or equivalent instrument of 1 part per million or more above background are considered to be "contaminated" and will require special handling and shall be disposed of in accordance with this subsection.

2.	Worker Health and Safety.  Prior to the excavation of any soils identified as contaminated, the Contractor and/or subcontractor shall assure that all personnel working in the area of potential contamination have received the State of Alaska, Department of Labor, Health and Safety Training.  The Contractor shall provide the Engineer a list of all personnel and subcontractors that will be working within the area identified as being potentially contaminated.

The Contractor shall notify all personnel and subcontractors prior to their beginning work at the site that they will be working in an area identified as being potentially contaminated with petroleum fuel.

3.	Contaminated Soil Removal and Segregation.  In the event the Contractor must stockpile contaminated soil, a liner, cover and temporary fencing will be required.  The size and location of the liner shall be as approved by the Engineer.  The Contractor shall cover and secure the stockpile at the end of each work day.  The Contractor shall be responsible for removal of the stockpile liner, safety fence and cover once the fuel contaminated soil is removed.

The method of disposal shall be in accordance with Department of Environmental Conservation guidelines for reducing BTEX or TPH in soils.  Any additional testing required at the disposal site shall be done in accordance with subsection 644-2.09, Contaminated Material Testing, unless otherwise directed by the Engineer.

Prior to the Contractor backfilling the excavation, random samples from the excavation (bottom and sides) shall be taken for confirmation testing.

203-4.01  Method of Measurement.  Add the following:  No deduction from the excavation quantities will be made for pavement removed under Item 202(2), Removal of Pavement.

Removal of surcharge material will be measured by the cubic yard and paid as unclassified excavation.

Settlement platforms will be measured for payment per each installation, complete in place.

Item 203(20), Fuel Contaminated Soil Special Handling, will not be measured for payment.

Standard Modifications

203-5.01  Basis of Payment.  Change Pay items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)

Special Provisions

203-5.01  Basis of Payment.  Add the following:  Payment for settlement platforms will include all materials, equipment and labor necessary to install and maintain the platforms in place, and remove the observation rods.  Surveying required to install and monitor the platforms will be paid for under Item 642(1), Construction Surveying.

Excavating and disposing of fuel contaminated soil will be paid under Item 203(20), Fuel Contaminated Soil Special Handling.  The Contractor will be paid on a time and materials basis for authorized work in accordance with subsection 109-1.05, Compensation for Extra Work.

Testing of fuel contaminated soils will be measured for payment under Item 644(8), Contaminated Material Testing.  Backfill of the resultant holes shall be with Selected Material, Type C.

Add the following pay items:

Pay Item No.             Pay Item              Pay Unit

203(19)          Settlement Platform            Each

203(20)        Fuel Contaminated Soil        Contingent

Special Handling              Sum

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 Materials.  Add the following: Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  Native material shall be utilized for pipe bedding and backfill below or outside the pavement structure if the material meets the minimum requirements of Selected Material, Type C as specified in subsection 703-2.07, Selected Material.  (9/1/89)

204-3.01  Construction Requirements.  Add the following to the third paragraph:  Native material utilized for pipe bedding and backfill outside the pavement structure shall be placed in layers and compacted as approved by the Engineer.

204-5.01  Basis of Payment.  Add the following to the second paragraph:  Excavation for the Soldotna Creek Structural plate pipe-arch will be subsidiary to a plane 1.5 feet below the invert elevation of the pipe-arch.  Excavation and disposal of unsuitable material below the 1.5-foot depth will be considered as extra work.

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  Materials.  Delete the last two sentences of the first paragraph and substitute the following:  The gradation of base course material for use under asphalt concrete pavement will be either Type C-1 or D-1 at the Contractor's option; however, once selected, only one type shall be used.  The gradation of base course material for use as a surface course for the unpaved portions of driveways shall be Type E-1.

301-5.01  Basis of Payment.  Add the following:  Payment for base course material will be made under Item 301(1), Crushed Aggregate Base Course, regardless of the gradation type used.

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-2.01  Composition of Mixtures.  Add the following to the first paragraph after the first sentence:  The Contractor shall submit, in writing, the proposed ratios at which he plans to blend the various aggregate stockpiles in order to achieve the target gradation submitted.

Add the following to the tolerance table of the fourth paragraph:

Sieve Size			Tolerance

1/2 inch				+ 7

No. 80				+ 4

Add the following after the tolerance table of the fourth paragraph:  The asphalt cement and aggregate submitted by the Contractor for Asphalt Concrete, Type IIA Job Mix Design approval as tested according to Alaska T-17 shall conform to the following.  The asphalt content of the mix will be expressed as a percentage of the total mix.

Marshall Stability, pounds, minimum	1500

Voids, Total Mix %				3-5

Flow Value						8-16

Compaction Blows per Side		75

Voids in Mineral Aggregate, %, min.		15.0

The Voids in mineral aggregate is calculated by the following formula:

GmbPs

Voids in mineral aggregate = 100 - (_____)

Gsb

Where:

Gsb = bulk specific gravity of aggregate

Gmb = bulk specific gravity of compacted

mixture (ATM T-18), and

Ps  = aggregate, percent by total weight of

mixture

The Contractor should be cautioned that addition of crushed fines may be required to meet the Voids in Mineral Aggregate requirement.

The Alaska Test Method T-17 section E.4.a shall be deleted and the following should be substituted:

a.	From the data curves, asphalt contents are determined which yield the following:

1.	Maximum Unit Weight

2.	Maximum Stability

3.	Voids Total Mix at 4 percent

401-2.04  Asphalt Materials.  Add the following:  AC-5 asphalt cement will be used for the Asphalt Concrete, Type IIA pavement mix.

401-3.01 Weather Limitations.  Delete in its entirety and substitute the following:  The asphalt mixture shall not be placed on a wet surface, on a surface of which the temperature is less than that determined from the following table for the appropriate mat thickness, or when other conditions would prevent the proper handling or finishing of the mixture.

SURFACE TEMPERATURE LIMITATIONS

| Mat Thickness | Surface Temperature Degrees F, min. |
| --- | --- |
| 3 inches or greater | 40 |
| between 1 and 3 inches | 45 |
| 1 inch or less | 50 |

(5/7/91)

401-3.11  Spreading and Finishing.  Add the following to the third paragraph:  Temporary pavement and Asphalt Concrete Type IIA placed for side streets and driveways shall be placed in one lift.  Asphalt Concrete Type IIA placed on the Sterling Highway shall be spread and compacted in two layers of at least 1-1/2 inch thickness.  The final lift shall not be placed until the initial lift throughout continuous segments has been placed and accepted.  Final lift paving shall be continuous, where possible, to keep the number of transverse joints to a minimum.  No temporary pavement markings will be allowed on the final lift pavement.

Add the following:  When pavement marking tape for striping is required, the longitudinal joints on the final lift shall be offset 12-inches from the plan lane lines.  The Contractor shall submit a Paving Plan for the Engineer's approval before starting this work.  The Paving Plan shall be submitted to the Engineer one week prior to initiating the paving operation.  The Paving Plan shall consist of, but not be limited to the following:

1.	Manuals for the paving machine and the rollers.

2.	Traffic Control Plan for the paving operations.

3.	Pavement widths to be placed.

4.	Traffic marking installation plan.

Standard Modifications

401-3.12  Compaction.  In the second paragraph, delete from the first sentence:  "...(94% at joints)..."  (5/7/91)

Special Provisions

401-3.14  Pavement Samples.  Delete the third sentence of the first paragraph and substitute the following:  Each sample shall be one core having a minimum diameter of six inches.

401-4.01 Method of Measurement.  Add the following numbered paragraph:

4.	Volume measurement determined by the use of a flow meter.  Asphalt cement quantities measured by the gallon shall be converted to tons in accordance with Subsection 109-1.02, Measurement of Quantities.  The flow meter shall correct the volume to gallons at 60 degrees F and shall be calibrated to 0.1 percent accuracy prior to production of hot asphalt pavement.  The flow meter shall be inspected and recalibrated as often as the Engineer deems necessary to assure its continued accuracy.

Waste will be computed based on the estimated tons of mix wasted and the percentage of asphalt added at the mixing plant, as determined by the Engineer.

(5/7/91)

401-4.02  Contract Price Adjustments.  Add the following to the first paragraph:  Asphalt concrete used for temporary pavement will not be subject to price adjustments.

Add the following to the sixth paragraph:  Sampling will be done in front of the screed just prior to final placement or from the mat prior to breakdown rolling.

Delete the seventh paragraph and substitute the following:  Sampling for determination of oil content will be from in front of the screed just prior to final placement or from the mat prior to breakdown rolling.

In the eighth paragraph, add the following:  On projects consisting of more than 5000 tons, density evaluation shall be as follows:

For the purpose of evaluating the density of the material, a lot will be represented by fifteen tests, three for each sublot.  A representative single density value for each sublot will be obtained by averaging the three sublot density test results.  This representative density shall become the density value reported for the sublot and the value used to evaluate individual lots for acceptance and price adjustment.

In the ninth paragraph, delete the second sentence and substitute the following:  Prior to computing a reduction in price, the validity of the failing test results for asphalt content and gradation tests shall be ascertained in accordance with ATM T-19.  Tests for density compliance will not be subject to ATM T-19 and no retests will be allowed.

401-5.01  Basis of Payment.  Add the following:  Anti-stripping additives will be paid on a contingent sum basis at a rate of $3.75 per 0.25 percent additive per ton of asphalt cement.

Temporary pavement will be paid by the ton when placed as approved by the Engineer.  No payment will be made for the asphalt cement, nor will price adjustments apply to this item.  All work necessary to provide for temporary driveways will be subsidiary to temporary pavement.  Removal of temporary pavement will be paid under pay item 202(2), Removal of Pavement.

Payment will be made under:

Pay Item No          Pay Item           Pay Unit

401(6)       Temporary Pavement        Ton

SECTION 402

TACK COAT

Special Provisions

402-3.04  Dilution of Asphalt Material.  Add the following to the first paragraph:  Emulsified Asphalt as manufactured is approximately 60 percent oil and 40 percent water.  This mixture may be diluted with an equal amount of water by weight or volume.  The determination of this ratio shall be accomplished by weighing the distributor prior to adding water, by sticking the tank, or other means suitable to the Engineer.

402-3.05  Application of Asphalt Material.  Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.05 to 0.15 gallons".

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-2.01  Materials.  Add the following:  Reinforcing steel shall conform to the requirements of Section 503, Reinforcing Steel.

Standard Modifications

501-3.01  Proportioning.  In the second paragraph under Item 3, replace "Polysar 1186" with "Styrofan 1186".  (5/12/89)

Special Provisions

501-3.01  Proportioning.  Revise this subsection as follows:  In Table 501-1, Class of Concrete, under the category Coarse Aggregate Gradation AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S, W, and A-A concrete.

Add the following to subparagraph 4:  At the Moose River Bridge, fly ash may be used only in the abutments.  It may not be used in the girders, deck, pathways, or concrete railings.

501-3.02  Batching.  Add the following to item No. 5, Batching:  The Contractor shall furnish the Engineer with a list of all ingredients, their individual weights, the moisture content of the various aggregates and the individual truck water meter reading when batched, for each truck load or batch of concrete supplied.

501-3.05  Forms.  Add the following:

1.	Architectural Finish.  The thickness of concrete members that receive an architectural finish shall be increased so that the specified minimum cover to reinforcing steel is maintained.

The following concrete surfaces shall receive an architectural finish:

a.	The vertical exterior surfaces of the concrete bridge railings that are exposed to view from beyond the limits of the bridge.

b.	The exterior edge of the concrete pathways.

The longitudinal limits for the architectural finish shall be the outside end of the bridge rail transitions.

The architectural finish may be created by the form itself or by a liner attached to the formwork surfaces, and shall preferably produce a uniform vertical rib and groove texture.  The overall depth (relief) of the pattern shall not exceed one inch, and the center-to-center rib spacing shall not exceed three inches.   The widths of the rib surface and the base of the grooves shall be approximately equal.  Samples of the pattern shall be submitted for approval.

2.	Inserts.  Threaded inserts may be cast in the edges of concrete decks as an aid in forming sidewalks and concrete railings.  Spacing of the inserts shall be four feet and the insert size shall be appropriate for the intended loads.  After the forms are removed, the recesses remaining at the insert shall be filled and patched with grout of the same color and texture as the deck concrete.

501-3.06  Placing Concrete.  Delete the last sentence under Item 2., Pumping Concrete, and substitute the following:   Concrete samples for testing will be taken at the discharge end of the pipe.  The Contractor shall provide the necessary sample of concrete at the direction of the Engineer.

Under Item 10., Setting Shoes and Bearing Plates, add the following:  Unless otherwise shown on the plans, pier and abutment caps on bridges shall be finished parallel to the roadway grade and parallel to the roadway cross slope or crown.  Grade strips on each side of the caps shall be independently set and the grade at the centerline of the bearings shall be carefully checked prior to casting the concrete.

Add the following:

16.	Concrete Pavement.  This work shall consist of constructing a pavement composed of air-entrained portland cement concrete, with reinforcement as specified, in accordance with these specifications and in reasonably close conformity with the lines, grades, thicknesses, and typical cross sections shown on the plans or established by the Engineer.

Preparation of Roadbed.  The roadbed shall be uniformly wet when the concrete is placed.

Stationary Side Form Construction.  The pavement may be constructed using stationary side form construction in areas inaccessible to paving equipment.  The Contractor will be permitted to perform the strike-off, consolidation, final floating and surface finishing by equipment, tools, means, labor and methods other than described below; provided however, that the work shall meet with the approval of the Engineer.

a.	The process of striking-off and consolidating the concrete shall include thorough vibration of the concrete uniformly throughout the mass as the concrete is being placed and until it is uniformly compacted, the work being done without causing segregation of material.

b.	The concrete shall be struck-off by means of templates or screeds of proper design and so manipulated as to shape the concrete to specified cross section between the forms, carrying a slight excess of concrete in front of the leading edge of templates or screeds at all times.

c.	Floating shall follow the vibrating and striking-off operations and shall provide transverse floating or other smoothing and finishing action which shall leave the surface to specified grade, cross section and surface evenness set forth in these specifications.

Sawed Contraction Joints.  These joints shall be created by sawing grooves in the surface of the concrete pavement of the width, depth and at the spacing and lines shown on the plans, with an approved concrete saw.  After each joint is sawed, the saw cut and adjacent concrete surface shall be thoroughly cleaned.

Sawing of the joints shall commence as soon as the concrete has hardened sufficiently to permit sawing without raveling, usually 4 to 24 hours.  All joints shall be sawed before uncontrolled shrinkage cracking takes place.  The sawing of any joint shall be omitted if a crack occurs at or near the joint location prior to the time of sawing.  Sawing shall be discontinued when a crack develops ahead of the saw.

501-3.07 Finishing Concrete Surfaces. Add the following:  Concrete pavement for the Automated Traffic Recorders shall be finished in accordance with Item 3, Concrete Decks, with the following additional requirements.

Surface Finish.  The concrete pavement shall be given a final finish surface by texturing with metal tines to produce transverse grooves between 1/8 and 3/16 inch deep on 1/2 inch centers (approximately).

Surface Test.  As soon as the concrete has hardened sufficiently, the pavement surface shall be tested by the Contractor using a rolling straightedge.  The rolling straightedge shall have the following features:

1.	constructed of aluminum

2.	a total length of 33 feet or 10 meters

3.	ability to dissassemble into pieces no longer than nine feet in length and 100 pounds in weight

4.	ability to record pavement conditions on a strip-chart

5.	have an on-site procedure for checking instruments calibration

6.	ability to steer, propel and record events on chart paper by a single operator

The surface shall not vary more than 0.01 foot from the lower edge of the straightedge.  All high areas in the hardened surface in excess of 0.01 foot as indicated by testing shall be removed by abrasive means.  After grinding has been performed, the ground areas shall be provided with a uniform texture as described under Surface Finish.

All testing shall be made longitudinally for the full length of each traffic lane.  Each section shall be tested as early as possible in a longitudinal path at a transverse location selected by the Engineer.

The rolling straightedge shall be furnished new by the Contractor at the beginning of the concrete pavement work.  The straightedge shall be calibrated at the start of the concrete work and as needed throughout the duration of the work.  Upon completion of the concrete work, the rolling straightedge shall be provided to the Engineer.

501-3.08 Curing Concrete. Add the following before Item 1., Water Curing:  Immediately after the finishing operations have been completed and as soon as marring of the concrete will not occur, the entire surface of the newly placed concrete pavement shall be covered and cured in accordance with one of the following methods:

Add the following to Item 1., Water Curing:  The mats shall be placed and weighted down in intimate contact with the surface of the concrete pavement and shall extend beyond the edges of the slab at least 2 feet. The mats shall be maintained wetted and in position for 72 hours.

Add the following Item:

3.	Polyethylene Sheeting.  The surface of the concrete pavement shall be entirely covered with polyethylene sheeting.  The sheeting shall be lapped at least 18 inches, placed, and weighted down in intimate contact with the surface covered.  The sheeting shall extend beyond the edges of the slab at least 2 feet.  The covering shall be maintained in position for 72 hours.

501-3.09  Backfilling and Opening to Traffic.  Add the following:  Concrete pavement shall not be opened to traffic until the concrete has attained a minimum compressive strength of 3000 pounds per square inch.  Prior to opening to traffic, the pavement shall be cleaned and joint sealing completed.

501-5.01  Basis of Payment.  Add the following:  Architectural finish will be subsidiary to Concrete Bridge Rail, Type 2B and Type 3B.

Concrete contained in the offbridge pathway at the Moose River Bridge will not be paid for directly, but will be subsidiary and included in Item 507(4B) Concrete Bridge Rail, Type 3B.

PVC conduits in the pathways of the Moose River Bridge and structural steel for the tie rod assembly will not be paid for directly, but will be subsidiary to and included in Item 501(1), Class A Concrete.

SECTION 502

PRESTRESSED CONCRETE STRUCTURES

Standard Modifications

502-1.01  Description.  Add the following to the fourth paragraph:  Alternative designs shall be based on the assumed prestressing losses outlined in Subsection 502-1.02.  (5/12/89)

502-1.02  Prestressing Methods.  Revise the assumed stress losses in the fourth paragraph to read:

Pretensioning:

Stress relieved strand            45,000 psi

Low relaxation strand             40,000 psi

Post-tensioning, excluding friction losses:

Stress relieved strand            35,000 psi

Low relaxation strand             32,000 psi

Bar                               25,000 psi

The above losses are based on a jacking stress in the strands of no more than 0.70 GUTS (guaranteed ultimate tensile strength).

(5/12/89)

502-3.01  Construction Requirements.

6.	Pretensioning.  In the last paragraph, change "0.80 GUTS" to read "0.75 GUTS".  (5/12/89)

502-4.01  Method of Measurement.  In the second sentence under Item 1. Structural Members, , change "reinforcing and prestressing steel," to read "reinforcing steel (uncoated and/or epoxy coated), prestressing steel,".  (5/12/89)

502-5.01  Basis of Payment.  Delete the next to the last paragraph.  (5/12/89)

SECTION 503

REINFORCING STEEL

Special Provisions

503-2.01  Materials.  Add the following:  All reinforcing steel used in the concrete pavement at ATR/WIM sites shall be epoxy coated, Grade 60 steel.

Standard Modifications

503-3.05  Splicing.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)

Special Provisions

503-5.01  Basis of Payment.  Add the following:  At the Moose River Bridge, reinforcing steel embedded in the bridge deck or pathway and used for anchoring bridge railings, as well as all reinforcing steel contained in the railings and offbridge pathways, is not included with this item but is included with the appropriate items of Section 507, Bridge Railing.

SECTION 504

STEEL STRUCTURES

Special Provisions

504-3.02  Erection.  Add the following under Item 8., Setting Shoes, and Bearings:  Epoxy adhesive, conforming to AASHTO M-200, shall be applied to the bottom surfaces of the elastomeric bearing pads prior to placement, and the pads shall be secured and restrained from movement until the epoxy has cured and full adhesion is achieved between the pads and the concrete caps.

504-3.03  Painting.  Delete Item 2., Schedule of Paint Coats for Metals and substitute the following:

2.	The Contractor will not be required to paint any structural metals, except if galvanized coatings are damaged by welding or other means, they shall be hand cleaned and repaired in accordance with AASHTO M36, at no additional cost to the State.

SECTION 505

PILING

Special Provisions

505-3.03  Pile Bearing Values.  Add the following:  Piling at the wingwalls for the Moose River Bridge shall not be driven to bearing, but shall be driven to the desirable tip elevation shown on the plans.

SECTION 507

BRIDGE RAILING

Special Provisions

507-1.01  Description.  Add the following:  This work shall also include the offbridge pathways at the Moose River Bridge.

507-2.01  Materials.  Delete in its entirety and substitute the following:

1.	Steel.  Metal pipe handrailing on the bridge rail shall conform to the requirements of Section 722, Bridge Railing.

2.	Concrete.  Concrete for cast-in-place concrete railings shall be Class A concrete and shall conform to the applicable requirements of Section 501.  The surface finish of the railings shall conform to the requirements of a rubbed finish, or an architectural finish, as shown on the plans or specified under subsection 501-3.05, Forms.

3.	Reinforcing Steel.  Reinforcing steel shall conform to the requirements of Section 503 and shall be epoxy coated.

507-3.01  Construction Requirements.  Add the following:

1.	Concrete.  Casting of the concrete rail shall conform to the requirements of Section 501, Structural Concrete.

2.	Reinforcing Steel.  Reinforcing steel shall conform to the requirements of Section 503, Reinforcing Steel.

507-4.01  Method of Measurement.  Delete in its entirety and substitute the following:  The number of linear feet paid for Concrete Bridge Railing will be determined from the plan dimensions.

A portion of Type 3B Offbridge Rail, is required at each end of the Moose River Bridge, as detailed on the plans.  This length of Type 3B Offbridge Rail will be measured and paid for as Item 507(4B), Concrete Bridge Rail, Type 3B.

507-5.01  Basis of Payment.  Add the following:  Payment for Concrete Bridge Railing will be full compensation for furnishing all labor, materials, and equipment required to construct the bridge rail.  This will include the bridge rail concrete, reinforcing steel, and structural tubing, the concrete and reinforcing steel in the Offbridge Pathway, and will include reinforcing steel embedded in the slab or pathway and extending into the railings.

SECTION 508

MEMBRANE WATERPROOFING

Delete this Section in its entirety and substitute the following:

Standard Modifications

508-1.01  Description.  This work consists of furnishing and installing membrane waterproofing on concrete bridge decks in conformance with the plans.

When the plans provide for the construction of bridge decks with precast concrete components utilizing epoxy coated reinforcing steel, this work shall consist of furnishing and applying an 18-inch minimum width strip of membrane waterproofing centered over the joints between adjacent concrete members.

Special Provisions

508-1.01  Description.  This work shall also consist of furnishing and applying a corrosion protection penetrating chemical treatment to the top surface of cast-in-place concrete bridge decks, to the deck surface and the keyways between precast concrete bridge girders, to the top and earth side of the concrete end diaphragms and of the abutments, to all exposed surfaces of concrete traffic barriers and transition barriers, and to all other structural elements, when specified, all in conformance with the plans.

Standard Modifications

508-2.01  Membrane Waterproofing Material.  Membranes for bridge deck waterproofing shall be a manufactured type membrane as specified herein.

Membrane shall consist of a single or multiple component elastomeric material and shall be a product listed on the Department's Approved Products List, or an approved equal.

508-2.02  Overlay Materials.  Materials requirements for pavement overlays on waterproof membranes shall conform to those specified in Section 401.

Special Provisions

508-2.03  Corrosion Protection Chemical Treatment Materials.  A solution of 40 percent by weight alkyltrialkoxysilane in an anhydrous alcohol solvent (hereafter abbreviated as "silane") shall be applied to the above-mentioned concrete surfaces and shall conform to the following requirements:

1.	Absorption. (Water Immersion Test)

Maximum

Duration        Absorption         Method

48 hours        1% by weight      ASTM C-642

50 days         2% by weight      ASTM C-642

2.	Chloride Ion Penetration.  (Salt Water Ponding Test-based on non-abraded specimens

Maximum

Duration        Absorbed Cl        Method

90 days        0.75 lb/yd3      AASHTO T-259

Depth 1/2" -1"   AASHTO T-260

3.	Treatment.  (Penetration Test)

Minimum Depth         Method

0.15-inch          OHD L-34*

4.	Vapor Permeability.  Treated concrete shall retain its moisture vapor permeability as determined by OHD L-35*.

* Oklahoma Department of Transportation Test Procedures.

Two weeks prior to application, the Contractor shall supply the Engineer with certified test reports showing that each batch of material to be used conforms to the above tests and materials requirements.  The Contractor shall also supply the Engineer with the manufacturer's recommended installation and clean-up procedures that will be used on this project.

The Contractor is advised that there are commercial sources and manufacturers of silane that are similar to those required in these specifications.  The following manufacturers are listed as an aid to the Contractor.  There may be additional products available that satisfy the requirements stated in the contract assembly.  The Department does not endorse any of the products and it shall be the responsibility of the Contractor to conform to the specifications of the contract assembly.

1.	Chem-Trete, manufactured by Dynamit Nobel Chemicals, 10 Link Drive, Rockleigh, New Jersey.

2.	SIL-ACT, manufactured by Advanced Chemical Technologies, Suite 300 East, 2801 Northwest Expressway, Oklahoma City, Oklahoma.

3.	Dekguard P-20, manufactured by Preco Industries Limited, 55 Skyline Drive, Plainview, New York.

Standard Modifications

CONSTRUCTION REQUIREMENTS

508-3.01  Application of Membrane Waterproofing.

1.	General.  Membrane waterproofing shall be installed in a manner to assure the following results:

a.	A complete bond between the membrane and the concrete surface of deck and curb face.

b.	An unbroken waterproof membrane in place between the concrete deck surface and the asphalt overlay.

c.	A complete bond between the membrane and the asphalt overlay.

The membranes shall be installed under the supervision of a representative from the membrane manufacturing company and in accordance with the manufacturer's published instructions.

2.	Preparation of Concrete Deck.  All concrete surfaces to receive membranes shall have cured a minimum of 28 days prior to application of the membrane.  Grout in keyways between precast concrete deck components need only have cured a minimum of 14 days prior to application of the membrane.

The entire deck shall be free of all foreign materials such as dirt, dust, moisture, loose concrete, etc.  Prior to applying the tack coat, primer or emulsion, all dust and loose material shall be removed from the deck by power sweeping followed by a thorough cleaning with compressed air.  Any sharp concrete edges on the deck surface which would puncture the membrane shall be corrected in a satisfactory manner prior to application of the membrane.  Grease, oil, paint, etc., shall be removed with solvents, detergents or sand blasting on decks that are to receive manufactured membranes.

Additional power sweeping, vacuuming, compressed air cleaning, or hand brooming shall be performed immediately before applying the tack coat, primer or emulsion if deemed necessary by the Engineer or manufacturer's representative.

3.	Weather and Moisture Limitations.  In order to minimize outgassing, liquid-type manufactured membranes shall be applied only when deck surface temperatures are falling, or likely to fall, during the curing period of the membrane.

Work shall not be done during wet weather conditions, nor when the deck and ambient air temperatures are below 40 degrees F.

4.	Overlaying and Protection of Membrane.  The asphalt overlay shall not be placed until the membrane has cured to the proper state to prevent damage by the overlaying operation.  Vehicles, except the spreader and trucks used for hauling the asphalt overlay mix, shall not be operated on the membrane.

Paving machines used over the membrane waterproofing shall be rubber tired or rubber tracked.  Steel-wheeled rollers only shall be used to compact the asphalt paving on the bridge decks.

Asphalt shall be placed, spread, and rolled in such a manner that the membrane will not be damaged.  The Contractor shall adhere to the manufacturer's published minimum and maximum temperature limitations for asphalt overlay material.  The use of vibratory rollers, with vibrator on, will not be permitted.

Special Provisions

508-3.03  Application of Silane Treatment.

1.	General.  The silane treatment shall be applied in a manner to assure that a depth of penetration averaging 0.25 inch and a minimum depth of 0.15 inch is achieved on all treated surfaces.

The stipulated penetration shall be determined by averaging the results of the test cores for each structural element.  Combining the test results of various structural elements to obtain an overall average will not be allowed.

The silane shall be applied under the direct, on-site supervision of a representative from the manufacturing company and in accordance with the manufacturer's recommendations.

2.	Preparation of Concrete Surfaces.  All concrete surfaces to receive silane treatment shall have cured a minimum of 28 days prior to application of the silane chemical solution.  The keyways between precast concrete girders (i.e. bulb-tee, double tee, etc) shall be treated prior to grouting the joints.

All surfaces to be treated shall be free of all traces of curing compound, laitance, dust, dirt, salt, oil, asphalt, and other foreign material.

The cleaning process, if required, shall not cause any undue damage to the concrete surface, remove or alter the existing surface finish, or expose the coarse aggregate of the concrete.

Additional power sweeping, vacuuming, compressed air cleaning, or hand brooming shall be performed immediately before applying the silane if deemed necessary by the Engineer or manufacturer's representative.

3.	Weather and Moisture Limitations.  Work shall not be done during wet weather conditions, nor when the deck and ambient air temperatures are below 40F.  The surfaces to be treated shall be dry at the time of application of the silane.  Contamination of the silane with moisture prior to application will not be permitted.

After application, the silane shall be allowed sufficient time to penetrate the concrete (approximately three hours or such time as determined by the manufacturer's representative), then the treated surfaces shall be sprayed with water to provide adequate moisture for the silane to react chemically with the concrete, all in accordance with the manufacturer's recommendations.  When the deck appears dry, traffic may be permitted on the treated surface.

508-3.04  Silane Treated Concrete Test Cores.  After the silane treatment has cured for the manufacturer's recommended curing time, the Contractor shall core the treated surfaces and provide the following minimum number of 2 inch diameter by 1 inch thick test cores.

Item				Number of Core Samples

Cast in Place Deck               6 per deck

Precast Girders                  1 per girder

End Diaphragms                   Not Required

Abutments                        Not Required

Barriers                         Not Required

The number and location of additional cores shall be provided at no additional cost to the State, as determined by the Engineer, for additional silane applications if required to conform to the stipulated minimum penetration depth.  Such silane applications shall be applied by the Contractor, at no additional cost to the State, until conformance to the specified penetration depth is obtained.

The Contractor shall patch all core holes with an approved patch material and treat all patches with silane at the same application rate required to obtain the penetration depths for the structural element in question.

Standard Modifications

508-4.01  Method of Measurement.  Membrane waterproofing will not be measured for payment.

All materials for the asphalt overlay will be included in the measurements of quantities for the appropriate paving items.

No adjustments will be made in the quantities or prices of materials for asphalt overlay because of any variations resulting from utilizing waterproof membranes of greater or lesser thickness.

Special Provisions

508-4.01  Method of Measurement.  Corrosion Protection Chemical Treatment will not be measured for payment.

Standard Modifications

508-5.01  Basis of Payment.  Waterproof membrane will be paid for at the contract lump sum price.

Where Pay Item 508(1) does not appear on the bid schedule, membrane waterproofing will be considered subsidiary.

Payment for the asphalt overlay will be made under the appropriate paving items.

(5/7/91)

Special Provisions

508-5.01  Basis of Payment.  Payment will be made under the following pay items:

Pay Item No.          Pay Item            Pay Unit

508(1)        Membrane Waterproofing	Lump Sum

508(2)         Corrosion Protection     Lump Sum

Chemical Treatment

SECTION 601

METAL FLUME DOWNDRAINS

Special Provisions

601-1.01  Description.  Add the following:  This work shall also consist of furnishing and placing ditch lining and performing the required excavation for the ditch lining as shown on the plans.

601-2.01  Materials.  Add the following:  Ditch lining shall conform to the requirements of subsection 610-2.01, Materials.

601-3.01  Construction Requirements.  Add the following:  Ditch lining shall be constructed in accordance with subsection 610-3.01, Construction Requirements.

601-4.01  Method of Measurement.  Add the following:  Ditch lining and excavation will not be measured for payment.

601-5.01  Basis of Payment.  Add the following:  No separate payment for ditch lining or excavation will be made, this work will be subsidiary to Item 601(1-24), 24-inch Metal Flume Downdrain.

Change pay item 601(1) to read:  "__-inch Metal Flume Downdrain".

SECTION 602

STRUCTURAL PLATE PIPE

Special Provisions

602-1.01  Description.  Add the following:  This work shall also consist of the construction of special plates and supports within the pipe as shown on the plans.

602-2.01  Materials.  Add the following:  All steel plates, corrugated metal pipe and welds shall be hot-galvanized in accordance with AASHTO M-111.

602-2.02  Assembling.   Add the following:   All field-assembled   steel   plate   and   corrugated  metal  pipe  shall  be   bolted   as   shown   on   the   plans   and   in   accordance with the manufacturer's recommendations.  All welded materials as shown on the plans shall be shop-welded prior to field-assembly.  Welding of baffle plates to the corrugated metal pipe will not be permitted.

602-3.01  Installation.  Add the following:  The Contractor shall submit a Construction Sequencing Plan and Traffic Control Plan for the installation of the structural plate pipe-arch at Soldotna Creek at least 30 days prior to beginning in-water work.  Provisions for maintaining flow, containing slopes, maintaining pond elevation, installing sheet piles and controlling erosion shall be addressed in the plan.  Other provisions, such as permit restrictions on in-stream work and traffic control shall also be addressed.

The following restrictions apply to the installation of the structural plate pipe-arch at Soldotna Creek:

1.	Silt fences shall be in place prior to any excavation or fill work in Soldotna Creek or in the surrounding wetlands.

2.	A minimum inlet pond elevation of 109.0 feet shall be maintained during the construction of the sheet pile cofferdam and staging of the new pipe installation.

3.	Continuous flow of Soldotna Creek shall be maintained throughout the construction.  Temporary means for handling the flow shall be employed, such as pumping or bypass pipes.  Provisions for outlet protection of the diverted stream shall be made to prevent erosion of the downstream channel.

4.	Roadway excavation and fill slopes shall be constructed and maintained in a manner suitable for support of temporary roadway detours during pipe installation.  Temporary roadway drainage shall be maintained to prevent erosion of slopes and to prevent direct runoff into Soldotna Creek.

602-4.01  Method of Measurement.  Add the following:  The special plates and supports and all excavation for the Soldotna Creek Structural Plate Pipe-Arch will not be measured for payment but will be subsidiary to Item 602(1), Structural Plate Pipe-Arch.

All materials, labor and equipment necessary to divert Soldotna Creek will not be measured for payment, but will be subsidiary to Item 602(1), Structural Plate Pipe-Arch.

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-2.01 Materials.  Add the following to the list of materials:

Corrugated Polyethylene Pipe            706-2.07

In the second paragraph, add "Corrugated Polyethylene Pipe (24 inch maximum diameter)" to the list of options allowed under Item 603(17).

Add the following to the last paragraph:  Heights of cover for corrugated polyethylene pipe shall be the same as for aluminum culvert pipe.

Add the following:  Culvert marker posts shall meet the requirements of subsection 730-2.05, Delineator Posts for Item 2., Flexible Posts.  The color shall be blue with no other markings.  The 3-3/4 inch by 72-inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9-inches.

603-3.04 Joining Pipe.  Add the following paragraph:  Polyethylene pipe couplings shall be corrugated to match the pipe corrugations and their width shall not be less than one half the nominal pipe diameter.

603-3.06  Culvert Marker Posts.  Add the following subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30-inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or at the locations as directed by the Engineer.  42-inches of post shall remain above the ground after driving.

603-4.01  Method of Measurement.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01  Basis of Payment.  Change pay item 603(19) to read:  "__-inch Pipe Arch".

Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to the pipe item.

Add the following pay items:

Pay Item No.           Pay Item           Pay Unit

603(22)        __-Inch Corrugated       Linear Foot

Polyethylene Pipe

603(26-_)     End Section for _-inch       Each

Pipe Arch

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01  Description.  Add the following:  This work shall also consist of adjusting existing cleanouts.

604-3.01  Construction Requirements.  Add the following:  Item 604(18), Adjust Existing Cleanout shall consist of raising the cleanout pipe to the final grade.

Those manholes which by design must fall within the paved roadway surface shall be aligned such that the casting will not be in the wheel tracks of any driving lane, or the flow line of the gutter pan.

Standard drainage structure steps shall be cast during structure pour or installed before concrete hardens.

Where the plans indicate the top of manhole elevations, the Contractor shall field verify the exact elevations.  Rotating and adjusting manholes to the required location and grade shall be incidental to the cost of installing manholes.

Each precast concrete barrel section, precast concrete eccentric cone section, concrete adjusting ring, and manhole frame set or installed shall be sealed by use of a premolded plastic gasket pipe joint sealer manufactured in accordance with Federal Specifications SS-S-210A or AASHTO M-198.  Use and installation of premolded plastic gaskets for manhole construction shall be strictly in accordance with the manufacturer's printed instructions.  Gaskets shall be trimmed flush with the inside of the manhole.

604-4.01  Method of Measurement.  Add the following:  Steel plates, steel rings, electrical insulating material, petroleum separators, frames, grates and lids will not be measured for payment.

Each cleanout required to be adjusted shall be measured for payment only once, when adjusted to final grade.  All other adjustments for intermediate construction activities shall be subsidiary to those activities.

604-5.01  Basis of Payment.  Add the following: No separate payment for steel plates, steel rings, electrical insulating material, petroleum separators, frames, grates and lids will be made, these items are subsidiary to the drainage structure.

Delete Pay Item 604(1), Storm Sewer Manhole and add the following pay items:

Pay Item No.               Pay Item              Pay Unit

604 (1)      Storm Drain Manhole, Type ___      Each

604(18)        Adjust Existing Cleanout         Each

SECTION 606

GUARDRAIL

Special Provisions

606-1.01  Description.  Add the following:  This work shall also consist of installing breakaway cable terminals, guardrail/bridgerail connections, and concrete barrier at the locations shown on the plans.

606-3.01  Posts.  Add the following:  The foundation type for the Breakaway Cable Terminal Posts shall be the "steel post embedment-soil or concrete" option as shown on Standard Drawing G-18.

606-3.02  Rail Elements.  Add the following to the first paragraph:  Guardrail elements shall be factory bent for all radii less than 75-feet.

606-3.04  Removal and Disposal of Existing Guardrail.  Delete in its entirety and substitute the following:  All posts, rail and hardware, including nuts, bolts, washers, etc., from the existing guardrail designated for removal shall be salvaged and delivered to the State Maintenance Yard in Soldotna.

606-3.07  Concrete Barrier.  Add the following subsection:  Concrete Barriers shall conform to the requirements of Standard Drawing G-45.

606-3.08  Length of Need Verification.  Add the following subsection:  After shaping the slopes and staking all proposed guardrail locations, the Contractor shall notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer prior to installation.  The Engineer may determine that additional guardrail is necessary, and the Contractor shall comply without delay.  (3/17/86)

Standard Modifications

606-4.01  Method of Measurement.  Delete the last sentence of the first paragraph and substitute the following:  Double faced (and nested) installations will be measured by dividing the number of panels by two, before multiplying by the panel length.  Thrie beam transition pieces shall be measured by multiplying the number of panels by 6.25 feet and shall be paid for at the contract price for Thrie Beam Guardrail.  (5/12/89)

Special Provisions

606-4.01  Method of Measurement.  Delete the third paragraph and replace with the following:  Breakaway Cable Terminals shall be measured per each installation which shall include anchor cable assembly, terminal posts, terminal end, and all associated hardware.  Rail elements, standard posts, and blocking for Breakaway Cable Terminals shall be measured as Beam Type Guardrail.

Add the following: Guardrail/Bridgerail Connections shall be measured per each installed in place.  Each guardrail/bridgerail connection shall include a 12.5 foot section of thrie beam guardrail, thrie beam to standard w-beam transition, thrie beam transition bracket, posts and all associated hardware.

Concrete Barrier will be measured by the linear foot.

606-5.01  Basis of Payment.  Add the following pay items:

Pay Item No.           Pay Item            Pay Unit

606(8)        Breakaway Cable Terminal    Each

606(12)       Guardrail/Bridgerail        Each

Connection

606(17)         Concrete Barrier        Linear Foot

SECTION 607

FENCES

Special Provisions

607-1.01  Description.  Add the following:  This item shall also consist of installing a temporary fence and removal and reinstallation of drive gates.  These items shall be built at the locations and to the dimensions indicated on the plans or as directed by the Engineer.

607-3.01  Construction Requirements.  Add the following:  Temporary fence shall be constructed in accordance with the requirements for a 6-foot high chain-link fence.  It shall be installed prior to any work on the piers, abutments or railing of the Moose River Bridge, and shall remain in place until all physical work and cleanup on the bridge piers, abutments or railings and the Moose River Bank Protection is completed.  Throughout the construction, adjustments to the fence alignment may be required to extend the fence to the ends of the bridge approach guardrail.

For Remove and Reinstall Drive Gates, the Contractor shall install the drive gates at the new locations within 10 calendar days after removal from the existing locations.  The existing gate and posts shall be salvaged and relocated to the new location.

607-4.01  Method of Measurement.  Add the following:  Temporary fence will not be measured for payment.

Remove and reinstall drive gates will be measured for each gate removed and installed.  Removing existing posts and foundations and reinstalling the posts and/or providing new foundations will not be measured for payment but will be subsidiary to Item 607(17), Remove and Reinstall Drive Gates.

607-5.01  Basis of Payment.  Add the following:  Payment for temporary fence will include all work necessary to install, maintain and remove a 6 foot high chain-link fence.  Any adjustments in the fence alignment required to keep the area secure will be subsidiary to Item 607(10), Temporary Fence.

Add the following pay items:

Pay Item No.         Pay Item            Pay Unit

607(10)        Temporary Fence         Lump Sum

607(17)     Remove and Reinstall         Each

Drive Gates

SECTION 611

RIPRAP

Special Provisions

611-1.01  Description.  Add the following:  This work shall also consist of constructing Moose River Bank Protection including a gravel bench surface in accordance with the details shown on the plans.

611-1.02  Alternative Designs.  Add the following subsection:  The Moose River Bank Protection shall be constructed of either Class II Riprap or an articulated concrete block mat system, at the Contractor's option.  If an articulated concrete block mat system is selected, the Contractor shall submit a Manufacturer's Certificate of Compliance as defined in subsection 106-1.05, Certificate of Compliance, for all materials to be placed under Item 611(3), Moose River Bank Protection.  Submittals shall also include Manufacturer's installation instructions for the application shown on the plans.

611-2.01  Materials.  Add the following:  Articulated concrete block mat system shall conform to the following requirements:

1.	General.  All articulated concrete mats shall be premanufactured as an assembly of concrete blocks, bound into mats by the use of galvanized steel aircraft cable.  Articulated concrete block mats shall have the block units cabled together longitudinally, and keyed together laterally by the interlocking unit shapes.  Each cable shall have an 8-inch diameter loop at the top and bottom ends of the mat.  Compression sleeves with galvanized stop washers shall be installed on the cable as a "stop fitting" adjacent to the topmost and bottommost blocks.  Splicing and stop fittings shall be selected so the resultant splice shall provide a minimum of 90 percent of the rated cable strength.

2.	Articulated Concrete Blocks.  The articulated concrete blocks shall conform to one of the following or an approved equivalent:

a.	"Armorflex", Class 30, as manufactured by Armortec, Inc., a Subsidiary of Nicolon Corp., 3150 Holcomb Bridge Road, Suite 300, Norcross/Atlanta, Georgia 30071, (404) 447-6272

b.	"Petraflex", H-41224, as manufactured by Petraflex, Inc., P.O. Box 599, Channelview/Houston, Texas  77530, (713) 457-1590.

c.	"Conlock" (Class 424), as manufactured by Hydro-Turf and Associates, 160 W. Industrial Drive, Gilberts, Illinois 60136, (708) 551-1555.

Precast concrete block systems shall meet the following minimum requirements:

Compressive Strength (min.)     4,000 psi

Water Absorption (max.)         5 percent

Weight/Area (min.)          30 lbs./sq.ft.

3.	Geotextile.  Geotextile to be installed under the concrete block mats shall meet the requirements of Section 631 for unprotected riprap liner.

4.	Finishing.  Once the concrete block slope protection is in place, it shall be backfilled with sand conforming to subsection 703-2.01, Fine Aggregate for Concrete.

611-3.01  Construction Requirements.  Add the following:  The construction of the concrete block mats shall conform to the details on the plans and be consistent with the manufacturers recommendations.

1.	Foundation Preparation.  Areas on which the concrete blocks mats are to be placed shall be constructed to the lines and grades shown on the plans.  Areas of localized high or low spots shall be leveled or filled.  All obstructions such as roots and projecting stones must be removed and soft or low density pockets of material removed filled with selected material.

2.	Construction Requirements.  The concrete block mats shall be placed in such a manner as to produce a smooth surface, and shall be constructed within the specified lines and grades shown on the plans.

The mats shall be attached to a spreader bar or other approved device to aid in the lifting and placing of the mats in their proper position by a crane or other approved equipment.  The mats shall be placed side by side so that the mats interlock.  Any locations where concrete blocks cannot be keyed together but placed adjacent to each other, must be approved by the Engineer.  The adjacent blocks must be grouted together the full depth of the blocks, forming a cemented connection.  Grout shall conform to Section 501.

3.	Geotextile Placement.  The construction of the geotextile for the concrete block mats shall be in conformance with Section 631, for riprap liner geotextile.

4.	Gravel Bench Surface.  The construction of the gravel bench surface shall conform to the requirements of Section 301, for aggregate base course, type C1.

611-4.01  Method of Measurement.  Delete this subsection and substitute the following:  The quantity of Moose River Bank Protection to be paid will be the number of square feet of bank area covered after installation.  Measurement will be made along the bank protection perimeter, parallel to the covered slopes, for the alternate method selected by the Contractor.

611-5.01  Basis of Payment.  Add the following:  Payment for Item 611(3), Moose River Bank Protection will be full compensation for all slope preparation, excavation and backfill, sand fill, gravel bench surface, and all cable, fittings, anchors, grout and incidentals required for the completion of the articulated concrete block mats or riprap option.

Geotextile for Moose River Bank Protection will be paid under Item 631(2), Geotextile, Riprap Liner.

Payment will be made under:

Pay Item No.          Pay Item          Pay Unit

611(3)         Moose River Bank    Square Foot

Protection

SECTION 615

STANDARD SIGNS

Special Provisions

615-2.01  Materials.  Add the following to the end of the first sentence of the fifth paragraph, "and the Alaska Traffic Manual."

615-2.01  Materials.  Delete paragraphs 7 and 8 and substitute the following:  Sign posts and bases shall be of the types specified.  Structural aspects of design and materials for sign supports shall comply with the AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals.

Concrete for steel-reinforced slip base and breakaway base foundations shall be Class A, conforming to the requirements of Section 501, Structural Concrete.  Concrete for other sign foundations may be Class W.

(5/7/91)

615-3.01  Construction Requirements.  Add the following after the sixth paragraph:  Salvaged sign panels shall be delivered to the State Maintenance Yard at Soldotna.

615-3.02  Sign Placement and Installation:  Add the following:  All existing signs shall not be removed until the new signs providing the same information to motorists have been installed.  If necessary, they may be temporarily relocated to a location approved by the Engineer.  They shall be maintained until they are no longer needed.

615-5.01   Basis of Payment.  Add the following: Obliteration of foundations shall be included in Item 615(7), Salvage Signs.

Maintaining existing signs until they are no longer needed and temporary relocation of existing signs will not be paid directly, but will be subsidiary to Item 615(1), Standard Signs.

SECTION 616

CULVERT THAW PIPE

AND THAW WIRES

Special Provisions

616-2.02  Thaw Wire.  Delete this subsection and substitute the following:  All materials shall conform to the applicable sections contained in Appendix D, Thaw Wire Specifications.

616-3.01  Thaw Pipe Construction Requirements.  Add the following:  Thaw pipe standpipe shall be braced as shown on Standard Drawing D-10.

616-3.02  Thaw Wire Construction Requirements.  Delete this subsection and substitute the following:  Thaw wire shall be constructed in accordance with the applicable sections contained in Appendix D, Thaw Wire Specifications.

616-4.01  Method of Measurement.  Delete the last two paragraphs, and add the following:  Furnishing thaw wire will be measured by the linear foot, for hot and cold leads from the load center to the end of the run, and shall include conduit and hangers, termination posts, junction boxes and miscellaneous hardware and accessories as required.  Load centers, to include pole, meter base, breaker box, storage cabinet (when required), junction box, risers, main and branch breakers, power connects (if applicable), and any other accessories, will be measured and paid under Section 661, Electrical Load Centers.

616-5.01  Basis of Payment.  Add the following:

Load centers for thaw wire will be paid  under  Section

661, Electrical Load Centers.

SECTION 618

SEEDING

Special Provisions

618-1.01   Description.  Delete this subsection and add the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, and fertilizer.  Topsoil shall be placed on slopes as designated on the plans or directed by the Engineer.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01  Materials.  Add the following to the list of material specifications:

Mulch                         Subsection 727-2.01

618-3.01  Soil Preparation.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be topsoiled and seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be completed as soon as topsoil is placed on the slopes.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is on wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not traverse the wetlands.  The performance of this work is incidental to seeding and will not be paid for directly.

618-3.03  Application Method. In the first sentence of subparagraph 6. under numbered 1., Hydraulic Method, delete the following:  "Item 619(1),".

Add the following:  Seed, mulch and fertilizer shall be applied as shown in the following table per 1,000 square feet.  If the hydraulic method for seed and mulch is used, it shall be made in one application.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  All fertilizer shall be applied by the hydraulic method.

Application

Item              Ingredients             Rate Lbs/MSF

Seed Mix       Red Fescue (Arctared)          0.30 lb.

Kentucky Bluegrass (Nugget)    0.60 lb.

Annual Ryegrass (Lolium)       0.10 lb.

Mulch                                         35.0 lbs.

Fertilizer     20-20-10                       15.0 lbs.

The Contractor shall not remove the required tags from the seed bags.

618-3.04  Maintenance of Seeded Areas.  Add the following:  A reapplication of fertilizer shall be applied with water between May 1 and September 15 of the year following seeding at a rate of one-half the initial application.

618-4.01  Method of Measurement.  Delete the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (Dry Measure) accepted in place.  The amount of mulch and fertilizer used in this work, including any required reseeding, will be subsidiary to seeding and will not be measured separately for payment.

When hydraulic seeding methods are used, mixing water for the hydraulic slurry will not be measured for payment, but will be subsidiary to seeding.

Delete the last paragraph.

618-5.01  Basis of Payment.  Add the following:  Fertilizer and mulch as described above, will not be paid directly, but will be subsidiary to Item 618(2), Seeding.

SECTION 620

TOPSOIL

Special Provisions

620-2.01  Materials.  Add the following:   Prior to seeding, the topsoil shall be tested for pH.  If the pH is less than 6.0, limestone shall be added in accordance with Table 626-1, Limestone Requirements.

SECTION 622

REST AREA FACILITIES

Special Provisions

622-3.05  Constructing Water Well.  Delete the first paragraph under Item 1., General and substitute the following:  The water well shall be drilled, developed, cased and tested and all materials furnished and placed at the site shown on the plans.  The new well is a replacement of an existing well and should be similar in flow rate and depth.  Existing well information is contained in Appendix C attached to these specifications.

Add the following to Item 1., General:  The well installation shall comply with 18 ACC 80 Alaska Drinking Water Standards for a Commercial, Class C service.  The Contractor shall obtain the necessary permits from the Alaska Department of Environmental Conservation (DEC) to drill the replacement well.

The Contractor shall secure the services of an engineer, experienced in the requirements for well installation and adequacy testing, and licensed to practice in the State of Alaska.  The Contractor's engineer shall perform the following:

1.	Conduct a well adequacy test on the existing well to determine the current flow rate.

2.	Prior to drilling, approve the proposed well location, verifying that it meets the required separation distances from contamination sources.

3.	Conduct a well adequacy test on the new well, verifying that it meets or exceeds the current flow rate of the existing well.  The test results shall be stamped with the engineer's professional seal.  The original shall be given to the Engineer, and a copy shall be filed with the DEC office located in Soldotna.

Delete the last sentence of the first paragraph under Item 8., Developing and Testing, and substitute the following:  The desired yield is 50 gallons per minute.

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01  Description.  Add the following:  This work shall also consist of the installation of a 6-inch diameter ground water well and casing.

627-2.01  Materials.  Add the following to the list of materials:

7.	Well Casing		Subsection 622-2.04

8.	Well Screen		Subsection 622-2.05

9.	Pump.  Lubricated, submersible turbine pump, with capacity to pump 50 gpm at 100 feet of head, exclusive of internal issues.  Jacuzzi, Berkeley, Floway or approved equivalent are acceptable.

627-3.07  Disinfection of Water Lines.  Add the following:  Disinfection of the well shall be accomplished in accordance with subsection 622-3.07, Disinfection.  The water service connection line shall be disinfected in accordance with this subsection.

627-3.08  6-inch Diameter Well and Casing Installation.  Add the following subsection:  The ground water well and casing shall be installed in accordance with subsection 622-3.05, Constructing Water Well.

626-4.01  Method of Measurement.  Delete Item 4., Water Service Connection and substitute the following:

4.	Water Service Connection.  Measurement will be made for each water service installed, and will consist of a well pump, well screen, water service conduit and fittings, and all excavation and backfill.

Add the following after Item 5.:

6.	6-inch diameter Well and Casing.  Measurement will be made by the linear foot of well drilled and cased and will include all labor, equipment and materials required to install the well casing to the required depth.  No separate payment will be made for providing the services of the Contractor's engineer, but this work will be subsidiary to Item 627(21), 6-inch diameter Well and Casing.

627-5.01  Basis of Payment.  Add the following pay item:

Pay Item No.             Pay Item              Pay Unit

627(21)           6-inch diameter          Linear Foot

Well and Casing

SECTION 630

GEOTEXTILE FOR EMBANKMENT SEPARATION

AND REINFORCEMENT

Standard Modifications

Delete this Section in its entirety and substitute the following:

630-1.01  Description.  Prepare surfaces and furnish and place geotextiles for embankment separation and/or reinforcement as shown on the plans or as directed.

630-2.01  Materials.  Geotextile material and thread used in joining geotextiles by sewing shall conform to Subsection 729-2.01, Embankment Separation and Reinforcement.

630-3.01  Construction.

1.	Surface Preparation.  Prepare surface by removal of stumps, boulders and other sharp objects, and dewatering any areas as necessary.  Fill holes and large ruts with material as shown on the plans or as approved.  Material used to fill ruts and holes will be paid for at the unit price for the class of material used.  Removal of stumps, boulders, sharp objects and dewatering, if necessary, will be considered subsidiary to this item.

2.	Fabric Laying.  Unroll fabric (geotextile) directly onto the prepared surface.  Stretch fabric to remove any creases or wrinkles.  Keep fabric taut during placement and spreading of cover material.

a.	Separation.  Lay fabric for embankment separation parallel to the direction of the material spread.  When laid on horizontal curves, it shall be placed in segment lengths not exceeding those listed in Table 630-1, with butt ends cut to match and sewn or overlapped.  When laid on tangents, the fabric shall be straightened and butt ends sewn or overlapped.

b.	Reinforcement.  Lay fabric for embankment reinforcement perpendicular to the roadway center line.  Join segments by sewing or an approved bonding or attachment process.

TABLE 630-1

GEOTEXTILE PLACEMENT ON CURVES

| Degree of Curve | Maximum Segment Length (feet) |
| --- | --- |
| 1 | 125 |
| 2 | 90 |
| 3 | 75 |
| 4 | 65 |
| 5 | 55 |
| 6 | 50 |

3.	Fabric Joining.  Join fabric by sewing or overlapping.  Bonding or other attachment methods may be used, subject to the approval of the Engineer.  If sewn, all seams shall be sewn by butterfly or J-seams and develop a minimum of 85 percent of the specified geotextile strength.  Seams shall be sewn with a double-thread chain-lock stitch.  The seam shall be 1-1/2 inches (+1/4 inch) from the outside edge of the fabric.  If seams are to be overlapped, adjacent sections of fabric shall be overlapped a minimum of three feet unless otherwise shown on the plans.  Fabric used for reinforcement shall not be joined by overlapping.

4.	Material Placing and Spreading.  During placing and spreading, a minimum depth of 1 foot shall be maintained at all times between the fabric and the wheels or tracks of the construction equipment.  Spread the material in the direction of the fabric overlap.  Maintain a proper overlap and fabric continuity.  If sewn or bonded seams are used, place the cover material and spread in only one direction for the entire length of the geotextile.  On weak subgrades, spread the cover material simultaneously with dumping to minimize the potential of a localized subgrade failure.

Construction equipment shall not make sudden stops, starts, or turns on the cover material.  Use a smooth drum roller to achieve the specified density.

5.	Geotextile Repair.  If fabric used for separation should be torn for any reason, the cover material shall be cleaned from the torn area and it shall be repaired as follows:

a.	Separation.  Overlay with fabric with a minimum three foot overlap around the edges of the torn area.  The patch shall remain in place when material is placed over the affected area.

b.	Reinforcement.  Sew or bond as described under Subsection 630-3.01.3, Fabric Joining.

6.	Shipping and Handling.  Protect fabric from direct sunlight, ultraviolet rays, temperatures greater than 140 degrees F, moisture, and contamination from mud, dirt, dust, and debris.  Label or tag each roll to provide product identification.  Geotextiles will be rejected if at the time cover material is placed they have been removed from protective wrapping for more than five days, or if they have detrimental defects or damage which  cannot be repaired in the field.

630-4.01  Method of Measurement.  Geotextile will be measured in final position by the square yard, determined by multiplying plan neat line width by the measured length parallel to installation centerline along the ground surface, for installations acceptably completed.  No allowance will be made for overlap, whether at joints or patches.  No payment will be made for geotextile placed beyond the limits shown on the plans unless placed at the prior, written direction of the Engineer.

630-5.01  Basis of Payment.  Payment will be made at the contract unit price per square yard.  This price shall be full compensation for furnishing all materials, surface preparation, delivering and laying the fabric and for all labor, equipment, tools and incidentals necessary to complete this item.

Payment will be made under:

Pay Item No.        Pay Item	Pay Unit

630(1)     Geotextile, Separation	Square Yard

630(2)   Geotextile, Reinforcement	Square Yard

(5/7/91)

SECTION 631

GEOTEXTILE FOR

SUBSURFACE DRAINAGE AND RIPRAP LINER

Special Provisions

631-2.01  Materials.  Add the following:  Geotextile for riprap liner shall conform to the requirements for an unprotected condition.

Standard Modifications

631-3.01 Construction.  Under Item No. 2., Fabric Laying, delete the fifth sentence.

Under Item No. 3., Material Placing and Spreading, delete the third sentence.

(5/7/91)

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  Method of Measurement.  Delete item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)

640-3.01  Basis of Payment.  Add the following.  Preparation of the CPM work schedule, two week work plans and providing a spokesperson for meetings in accordance with Section 108, will not be paid for directly, but will be subsidiary to Item 640(1) Mobilization and Demobilization.

SECTION 641

TEMPORARY EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01 Description.  Add the following: Silt fence shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of Subsection 107-1.11, Protection and Restoration of Property and Landscape.  Additional silt fencing may be required at any upland site as directed by the Engineer.

641-1.03 Materials.  Add the following subsection:  The silt fence filtration material shall meet the requirements shown in Table 729-4 in Section 729, Geotextiles.

The silt fence support framework shall be finished 4 x 4-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, iron pipe or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

641-2.01 Construction Requirements.  Add the following:  The Contractor shall be responsible for the containment, cleanup, and disposal of all construction-related discharges of petroleum fuels, oil, and/or other hazardous substances to the land and water.  The temporary erosion and pollution control plan shall address the measures the Contractor shall implement in the containment, cleanup, and disposal of such substances as well as the methods to be utilized for disposing of waste oil or other hazardous substances generated by construction equipment or activities.  The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.  The plan shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

The silt fence shall be installed as detailed on the plans.  Top of silt fence will be a minimum of one foot above Ordinary High Water where fence is installed in a waterbody.  Upon completion of work in the waterbody, the area behind the fence shall be allowed to settle the suspended material for a minimum of two (2) days before the silt fence is removed.

Top of silt fence will be a minimum of two feet above ground surface where fence is installed in wetlands.  The silt fence shall not be removed until adequate vegetative growth insures no further erosion of the slopes.  The silt fence designated for removal on the plans shall be removed and disposed of off the project upon completion of construction at those sites.  The fabric shall be cut off at ground level and the wire and posts shall be removed.  The silt fence removal shall be performed in such a manner that retained silt is not discharged into wetlands.  If a sediment height in excess of four inches above ground remains, the sediment shall be spread on the roadway side of the fence location and seeded immediately in accordance with Section 618, Seeding.

641-2.02  Best Management Practices.  Add the following subsection:  The following factors shall be utilized by the Contractor in the development of the erosion and sediment control measures, which are more easily accomplished if construction operations are properly scheduled.  Operation should be planned, when possible, for that time of year when potential for erosion is low.  Work on pier footings or drainage structures in streams, and grading operations that encroach or border streams, should be performed during low-flow periods.

1.	Clearing by cutting, slashing and disposing of the trees and other debris.

2.	Installation of temporary erosion and sediment control measures on the downhill side of the construction work area before building the embankment or excavating a slope.

3.	Construction of temporary drainage ditches to convey off-site drainage through the work area and diversion of the flow before excavating for the permanent drainage structure.

4.	Installation of all erosion and sediment control measures at the toe of embankment and excavation operations.  Silt fences are a structural method for providing temporary erosion and sediment control.

5.	Construction of the embankment in horizontal lifts, providing protection from erosion by temporarily or permanently mulching and seeding the slopes in vertical increments, preferably of no more than 10-feet.  Keep the top of the work area shaped and compacted so that surface water will run off without causing serious erosion should a storm occur.  At the end of each day's work or before a storm, berms and temporary downdrains must be constructed to control the release of on-site drainage.

6.	Excavation operations performed in the same manner as the embankment operation with the exception of slope drains and compaction.  This operation will release on-site drainage at a point where appropriate control measures have been installed.  The excavated slope must be finished as it is constructed and incrementally protected and seeded.

7.	Shaping and compacting of the embankment surface or cut when the area reaches subgrade elevation.  Surface runoff should be controlled by berms and ditches and released through temporary pipes or ditches.  Detain sediment-laden runoff and trap sediment before releasing runoff from the construction area.

8.	Inspection and maintenance of each erosion and sediment control measure should be performed after each significant storm.  Silt fences should be inspected periodically for damage, such as tearing by wind, animals or equipment, and for the amount of sediment which has accumulated.  Removal of the sediment is generally necessary when it reaches half the height of the silt fence.  In situations where access is available, machinery can be used; otherwise it must be removed manually.  The key elements to remember are:

a.	The sediment deposits should be removed when heavy rain or high water is anticipated.

b.	The sediment removed should be placed in an area where there is little danger of erosion.

641-3.01  Method of Measurement.  Add the following:  Silt fence will be measured by the linear foot along the top of the fence.

641-4.01  Basis of Payment.  Add the following:  Payment for item 641(2), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, maintain and remove the silt fence in accordance with these specifications.

Payment will be made under:

Pay Item No.           Pay Item           Pay Unit

641(2)              Silt Fence         Linear Foot

(6/1/90)

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Specifications in Appendix E.

642-4.01  Method of Measurement.  Add the following:  Pay Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed.

642-5.01  Basis of Payment.  Add the following:  If staking for extra, additional or unanticipated work as stated above is performed by a two person survey party, payment will be made at 75 percent of the unit price for Item 642(2), Three Person Survey Party.  If a single person is required for additional office computations or other work requiring only one person, payment will be made at 32 percent of the unit price for Item 642(2).

(5/7/91)

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  Traffic Control Plan.  Add the following to the third paragraph:  All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Safety Supervisor.

643-1.04 Construction Phasing Plan.  Revise the first sentence to read as follows:  A Construction Phasing Plan shall be submitted at least five working days prior to the preconstruction conference for approval by the Engineer and shall consist of the following:  (5/7/91)

Delete Items 2. and 3. and substitute the following:

2.	Division of the Construction Sequencing Plan into steps.  A plan for each step shall show the work areas and traffic routing consistent with the Progress Schedule.  Changes shall be submitted to the Engineer for approval 30 days in advance of their proposed implementation.

3.	Where the roadway embankment and structural section must be constructed in partial widths, typical sections for each stage of roadway construction shall also be submitted.

4.	TCP's corresponding to each step of the Construction Sequencing Plan in accordance with Subsection 643-1.02, Traffic Control Plan.

643-2.01  Materials.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8-feet.

Delete numbered paragraph 8. in its entirety and substitute the following:

8.	Work Zone Pavement Markings.  Work zone pavement markings shall be either paint conforming to Subsection 708-2.03 with glass beads conforming to Subsection 712-2.08, preformed marking tape (removable or non-removable) conforming to Subsection 712-2.14, or temporary raised pavement markers conforming to Subsection 712-2.15 or 712-2.16, as appropriate.  The markings shall be applied in accordance with Section 670, Traffic Markings, and the manufacturer's recommendations.

Add the following:

12.	Portable Changeable Message Boards.  Portable changeable message boards shall be truck or trailer mounted with a self-contained power supply and shall have the following features:

a.	Message sign panel size of 5'-8" by 7'-5", minimum, with a capacity for a three line message.

b.	Eight character display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least 7 feet above the pavement to the bottom of the message sign panel.

k.	The capacity to operate with a battery pack for 2 hours under full load.

643-3.02  Roadway Characteristics During Construction.  Add the following to the first paragraph:  The maximum spacing between channelizing devices in a taper should be approximately equal in feet to the speed limit.

643-3.03  Public Notice.  Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  All advertisements shall be published in the following newspapers:

1.	Anchorage Daily News,

2.	Anchorage Times,

3.	Peninsula Clarion,

4.	Homer News, and,

5.	Kenai Peninsula Soldotna Sun

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

In addition, the Contractor shall notify the agencies listed below a minimum of one week prior to any river closures to river traffic on the Moose River.  Their telephone numbers are as follows:

Division of Parks and Outdoor           762-2617

Recreation, Kenai Peninsula Area,

Department of Natural Resources

Knik Canoers and Kayakers, Inc.         272-9351

National Weather Service River          271-3479

Information and Forecast Center

643-3.04  Traffic Control Devices.  Under Item 1., Embankments, change the reference from "Annual Average Daily Traffic (AADT)" to read "Average Daily Traffic (ADT)".

Add the following to Item 1., Embankments:  Barrier reflectors shall be mounted on the top of barrier on 50-foot centers.

Delete numbered paragraph 4. in its entirety and substitute the following:

4.	Work Zone Pavement Markings.  Pavement Markings shall be in place before opening a paved roadway to public traffic for longer than one continuous work shift.

Temporary Pavement Markings shall be installed and maintained on all new and overlay Hot Asphalt Concrete Pavements, Seal Coats and Surface Treatments;  whenever existing pavement markings for centerline or lane lines have been obliterated or worn off;  and until final pavement markings (covered under Section 670) can be placed on the final pavement surface.  Temporary Pavement Markings are also required on temporary pavements, detours, and interim paving lifts.

Temporary Pavement Markings shall consist of marking the work zone in accordance with this subsection, the traffic control plans, and Parts III and VI of the Alaska Traffic Manual.

Conflicting pavement markings shall be removed in accordance with Subsection 670-3.04, Paint Removal.  Construction shall be staged so that no traffic is routed over conflicting markings.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan, or as directed by the Engineer.

Short-term operations.  The following exceptions to Part III of the Alaska Traffic Manual are allowed for Temporary Pavement Markings which will be in place for less than two weeks:

a.	Passing Zones.

Broken line pavement markings shall conform to Table 643-1, Short-Term Markings In Safe Passing Areas.  This applies to both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for short-term markings on seal coat and surface treatment pavements.  The markers shall be installed prior to the application of the asphalt surface material and cover coat and in accordance with Table 643-2.

On multicourse surface treatments the temporary raised pavement markers shall be installed following the full width application of the first layer of cover coat.  The markers shall be installed on each day's completed surface before the pilot car operations are removed and unescorted traffic is allowed on the surface treatment.

If the temporary raised pavement markers cannot be adequately secured to the first course of the cover coat material with the marker's flexible bituminous adhesive, the Contractor shall secure them to the surface with two nails and washers, of the appropriate length and area, so the nails do not pull through the foot of the marker.

After application of the asphalt and cover coat material, the vinyl protective cover shall be removed to expose the retroreflective surfaces of the marker.  Temporary markers shall be installed so that the foot of the marker unit is facing the direction of the approaching distributor.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days.  Final pavement markings shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline seal coat or surface treatment.  Seal coat and surface treatment pavements are exempt from the two week requirement stated in short-term operations.

SHORT-TERM MARKINGS

TABLE 643-1

_______________________________________________________

|               |    LENGTH OF      |      SKIP         |

|   MARKING     |     MARKINGS      |     SPACING       |

|   MATERIAL    | NORMAL  | SEVERE* | NORMAL  | SEVERE* |

|               |CURVATURE|CURVATURE|CURVATURE|CURVATURE|

|               |         |         |         |         |

|  REMOVABLE    |         |         |         |         |

|  PREFORMED    |  4 feet |  2 feet | 36 feet | 18 feet |

| MARKING TAPE  |         |         |         |         |

|               |         |         |                   |

|               |         |         |         |         |

|  TEMPORARY    | 3 units | 2 units |         |         |

|RAISED PAVEMENT|         |         |         |         |

|   MARKERS     | 3 feet  | 2 feet  | 34 feet | 18 feet |

|               |on center|on center|         |_________|

*Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

TABLE 643-2

_______________________________________________________

|               |    LENGTH OF      |      SKIP         |

|   MARKING     |    MARKINGS       |     SPACING       |

|   MATERIAL    |  NORMAL | SEVERE* |  NORMAL | SEVERE* |

|               |CURVATURE|CURVATURE|CURVATURE|CURVATURE|

|               |         |         |         |         |

|  REMOVABLE    |         |         |         |         |

|  PREFORMED    | 2 feet  | 1 foot  | 38 feet | 19 feet |

| MARKING TAPE  |         |         |         |         |

|               |         |         |         |         |

|               |         |         |         |         |

|   TEMPORARY   | 1 unit  | 1 unit  |         |         |

|RAISED PAVEMENT|         |         |         |         |

|    MARKERS    | 40 feet | 20 feet | ------  | ------  |

|               |on center|on center|         |_________|

* Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

b.	No-passing zones.  No passing zones, as detailed in Section 3B-3 to 3B-5 of the Alaska Traffic Manual, shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs and short-term temporary pavement markings.  The signs shall be supplemented with two 18 inch by 18 inch, minimum size, fluorescent red-orange flags mounted above the signs.  The signs shall be mounted so that the bottom of the sign is at least 5 feet above the adjacent roadway.

(1)	Sections of roadway with an Average Daily Traffic (ADT) of less than 2000 vehicles per day, seal coats, and surface treatment pavements shall be marked with temporary pavement markings conforming to Table 643-2.

(2)	Sections of roadway with an ADT of 2000 vehicles per day or greater, shall have broken centerline markings conforming to Table 643-1 and no-passing markings consisting of a

continuous 4-inch strip of removable preformed marking tape or temporary raised pavement markers placed on 5-foot centers and the broken center line markings are not required.

c.	Other Markings.  It will not be necessary to install arrows, legend, stop lines, crosswalks, or right edge line markings.  Railroad crossing markings should be considered for areas that have sight restrictions or high accident experience.  Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps.  All other types of markings are required.  These include channelizing lines and gore area outlines.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required.  There will be no additional compensation to upgrade short-term Temporary Pavement Markings to long term Temporary Pavement Markings when the final pavement markings cannot be placed within the two week time period.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Temporary Pavement Markings on the final pavement surface.  They shall be completely removed and disposed of in conjunction with the placement of the final markings.  Final pavement markings shall be in place before work is suspended for the winter.

Temporary Pavement Markings may not be required for construction activities that will be completed within one continuous work shift if the roadway is adequately delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.  The Engineer shall determine the need for the Temporary Pavement Markings for these conditions.

Add the following to Item 5:  Flaggers shall be posted on the Moose River Bank upstream and downstream of the construction zone during the river closures.  The flaggers shall inform all river traffic of the anticipated delay for travelling through the construction zone.  They shall be equipped and instructed in the use of the following:

a.	A personal flotation device approved by the U.S. Coast Guard.

b.	A battery powered bull horn.

c.	A polypropylene river rescue throw rope, 100 feet in length.

Add the following:

9.	Portable Changeable Message Boards.  These boards shall be used to notify the travelling public of the upcoming work as deemed necessary by the Engineer.  Based on the TCP contained in the plans, a maximum of two boards are required for this project.

643-3.05  Authority of the Engineer.  Add the following:  The Contractor will be assessed a charge of $50 per hour for each hour after the specified time allowed that any work remains uncompleted.  This amount of these deductions is to cover estimated expenses incurred by the Department as a result of the Contractor's failure to complete the work within the time specified.

643-3.06  Traffic Price Adjustment.  Add the following:  When the Moose River is not open to unrestricted public use other than those cases described in Subsection 643-3.08, Construction Sequencing, for river closures, payment for this contract will be reduced under Item 643(23), Traffic Price Adjustment.  This reduction will be made at the rate of two dollars per minute of delay measured to the next higher quarter hour.  The Engineer will determine when the river is open to full use.

643-3.07  Maintenance of Traffic During Suspension of Work.  Add the following to the first paragraph:  To be acceptable for winter maintenance, all embankment, paving and permanent traffic markings shall be completed for the new roadway in the areas where portable concrete barriers were used.  Portable concrete barriers will be allowed to remain only in areas transitioning from the existing roadway to the new roadway, as deemed necessary by the Engineer.  If, during the seasonal suspension, there are portable concrete barriers in any areas other than the transition areas, then the road will be considered to have "restricted use" and a traffic price adjustment will be made in accordance with the provisions of subsection 643-3.06, Traffic Price Adjustment.

643-3.08  Construction Sequencing.  Delete this subsection in its entirety and substitute the following:  Throughout the duration of the project, the detour roadway configuration shown on the plans shall be maintained, (i.e. the number of lanes and shoulders, their respective widths, and a 1-1/2 inch paved surface minimum) except for restrictions to traffic addressed through approved Traffic Control Plans.  Traffic movement delay or restrictions to traffic such as flagging operations, a one lane road operation will not be allowed during the times listed below:

FROM B.O.P. TO STA 72+50 (SOLDOTNA TO MACKEY LAKE ROAD)

1.	Monday through Friday from 5:00 A.M. to 9:00 P.M.

FROM STA 72+50 TO E.O.P. (MACKEY LAKE ROAD TO STERLING)

1.	Monday through Friday from 5:00 A.M. to 9:00 P.M. during June, July and August, otherwise,

2.	Monday through Friday from 6:30 A.M. to 8:30 A.M. and 4:30 P.M. to 6:30 P.M.

Entire Project.

1.	Friday from 1:30 PM to Sunday at 10:00 P.M.

2.	Around any holiday as described below:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above  stipulations apply from 1:30 PM on the Friday before the holiday to 10:00 PM on the day of the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply  from 1:30 PM on the Tuesday before the holiday to 10:00 PM on the  day of the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above  stipulations apply from 1:30 PM on the day before the holiday to  10:00 PM on the Sunday after the holiday.

One lane paved road operations, as required, may be used for short duration construction between the hours of 9:00 PM and 5:00 AM except during the times restricted above.

The Contractor may maintain traffic on a gravel surface during construction for sidestreets and driveways; however, if they are currently paved, they shall be paved prior to winter shutdown.

Local traffic may be routed on the existing roadway or temporary accesses until access to the new roadway can be made at grade as approved by the Engineer.  Approved local temporary access roads shall not be used as a roadway for through traffic on the Sterling Highway.

All temporary roadway placed outside the permanent roadway typical section shall be removed when no longer required for traffic control.

Access to the weigh station from Sta. 556+50 Lt to 567+25 Lt shall be maintained at all times.

The Contractor shall obtain written approval from the Engineer prior to beginning work in each step of the Construction Sequencing Plan.  The Contractor shall demonstrate the ability to complete the step prior to seasonal suspension to conform with the requirements of subsection 643-3.07, Maintenance of Traffic During Suspension of Work.

The horizontal and vertical alignment used for temporary detours shall be designed for the following design speeds:

Station 6+00 to 590+00                55 mph

Station 590+00 to 616+00              35 mph

Inwater work will be allowed in Soldotna Creek and the limits of the adjacent wetlands boundaries between June 1st and July 15th in accordance with applicable permits.

A portable concrete barrier will be required if an excavation or fill area, as described in Subsection 643-3.04(1), exists within 28 feet from the edge of a traveled way.

Closures to river traffic on the Moose River within the project limits will not be permitted on weekends or holidays as described above.  River closures will be allowed for the following events and durations or as directed by the Engineer.

1.	Maximum of one-hour intervals while removing each half of the existing Moose River bridge (including piers and abutments).

2.	Maximum of one hour for the placement of each girder.

3.	Maximum of one-hour intervals during the construction of each bridge railing.

If construction materials such as cables, rebar, large pieces of concrete, or any other materials which may present a hazard to boaters are dropped in the river, a river closure shall be in effect until the material is removed.

643-4.01  Method of Measurement.  Delete the second sentence of the first paragraph under Item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted and maintained in place during the life of this contract.

Delete the last sentence of the first paragraph under Item 3. and replace with the following:  The quantities to be paid for shall be the number of hours or days that the setups are installed, accepted and maintained in place during the life of this contract.

Delete numbered paragraph 6 in its entirety and substitute the following:

6.	Temporary Pavement Markings will be measured by the single stripe station.  A single stripe is a marking or a temporary raised pavement marker four inches in width.  Wider striping will be measured as multiples of four inches.  Centerline gaps will not be deducted from measurements.  Installation of any word and symbol markings as well as the removal of the Temporary Pavement Markings will not be measured separately but will be subsidiary to this item.  The No-Passing Zone signing, as described in Subsection 643-3.04, 4., b., will not be measured separately but will be subsidiary to this item.

Delete paragraph 7., Seasonal Pavement Markings in its entirety.

Pay Item 643(25), Portable Changeable Message Board will be measured by the day for each sign used as approved by the Engineer.

643-5.01  Basis of Payment.  In the second paragraph, delete Item 1., Seasonal Pavement Markings .

In the fourth paragraph, delete Pay Item No 643(14), Seasonal Pavement Markings.

(5/7/91)

Change the pay unit for item 643(11), Portable Concrete Barrier from "Each" to "Linear Foot".

Add the following:  Barrier reflectors will not be paid for directly, but will be subsidiary to Pay Item 643(11), Portable Concrete Barrier.

Payment for Pay Item 643(25), Portable Changeable Message Board will be full compensation for all labor, equipment, and materials to mobilize, move, maintain, program, and operate a portable message board on the project.

Add the following pay items:

Pay Item No.              Pay Item             Pay Unit

643(24)           Permanent Construction     Lump Sum

Signing

643(25)	       Portable Changeable Message      Day

Board

SECTION 644

SERVICES TO BE FURNISHED

BY THE CONTRACTOR

Special Provisions

644-2.01  Field Office.  Delete this subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work through 30 days after final acceptance.  The following office requirements shall be met:

1.	A minimum of 2000 square feet of floor area.  The office area shall be divided so that it contains a minimum of three (3) each office rooms separated by closable doors.  Each office room shall have a minimum of 350 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 cycle power.

4.	A minimum of 250 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 30 vehicles.

6.	Attached indoor plumbing with sanitary lavatory facilities provided.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within one mile of the project.

644-2.02  Field Laboratory.  Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Modify the second paragraph to include the following:  The lab slab shall be 8 x 10-feet, and installed within an enclosed structure with an exhaust fan.

Add the following:  The Contractor shall supply electricity with an adequate supply of 110-volt, 60-cycle current, 100-lb. propane bottle, and a 500-gallon capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location as designated by the Engineer.

644-2.05  Field Transportation.  Add the following:  Ten (10), 1/2 ton pickups shall be provided for this project.  Each truck shall be a 1988 or newer model having less than 30,000 miles, and shall be equipped with flashing beacons and CB radios.

644-2.08  Water Testing.  Add the following subsection:  Prior to initiating work around Moose River, Soldotna Creek, or the Homesteader Spring,  the Contractor will be required to retain an independent test laboratory to test water samples taken by the Engineer.  These samples shall be tested for color, turbidity and suspended solids, in accordance with the appropriate EPA test method, and the results shall be transmitted directly to the Engineer.

During construction samples shall be tested at intervals as directed by the Engineer (ie: hourly, daily or weekly) depending on the adjacent operation.  After completion of the work final samples shall be tested.

644-2.09  Contaminated Material Testing.  Add the following subsection:  In accordance with subsection 203-3.07, Excavation of Contaminated Material, the Contractor shall retain an independent test laboratory to conduct the following tests:

1.	Field Tests

a.	Organic Vapor Analyzer (OVA) Analysis

b.	Visual Analysis (Petroleum Odor)

2.	Laboratory Tests

a.	Volatile Aromatic Hydrocarbons

b.	Total Petroleum Hydrocarbons

644-3.01  Method of Measurement.  Add the following:  Field transportation will be measured per each pickup truck provided.  If a replacement vehicle is necessary, no additional measurement for payment will be made.

Water testing and contaminated material testing will be reimbursed based on paid receipts for the authorized tests.

644-4.01  Basis of Payment.  Delete the sixth paragraph and substitute the following:  Field Transportation.  The price per vehicle will be full compensation for furnishing the vehicle, fuel, and all required maintenance and insurance.

Add the following:  Payment for water testing and contaminated material testing will be made on the receipts for authorized samples plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to have tests performed.

Electricity, propane and water supplied for the State provided portable asphalt lab will not be measured for payment, but will be considered subsidiary to Item 644(2), Field Laboratory.

Change the pay unit for Item No. 644(6), Field Transportation, from "Lump Sum" to "Each".

Add the following pay item:

Pay Item No.        Pay Item             Pay Unit

644(7)         Water Testing        Contingent Sum

644(8)     Contaminated Material    Contingent Sum

Testing

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  Description.  This Training Special Provision is in implementation of 23 U.S. Code 140(a).

As part of the Contractor's equal employment opportunity affirmative action program, the Contractor shall provide on-the-job training aimed at developing full journeymen in the type of trade or job classification involved.  The number of trainees to be trained under this contract is six.

645-2.01  Objective.  Training and upgrading of minorities and women toward journeyman status is a primary objective of this program.  Accordingly, the Contractor shall make every effort to enroll minority trainees and women to the extent that such persons are available within a reasonable area of recruitment and will be responsible for documenting such efforts in order to demonstrate compliance with this Training Special Provision.  This training commitment is not intended, and shall not be used, to discriminate against any applicant for training, whether a member of a minority group or not.

645-3.01  General.  The Contractor shall determine the distribution of the required number of trainees among the various work classifications based on his needs and the availability of journeymen within a reasonable area of recruitment.

It is the intention of these provisions that training is to be provided in the construction crafts rather than clerk-typists or secretarial-type positions.  Training is permissible in lower level management positions such as office engineers, estimators, timekeepers, etc., where the training is oriented toward construction applications.  Training in the laborer classification may be permitted provided that significant and meaningful training is provided and approved.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Reimbursement for offsite training indicated above may only be made to the Contractor where he does one or more of the following and the trainees are concurrently employed on a Federal-aid project; contributes to the cost of the training, provides the instruction to the trainee or pays the trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit his training proposal for approval, indicating the number of trainees to be trained in each selected classification and the training program to be used.  Furthermore, the Contractor shall specify the starting time for training in each of the classifications.  To this end, completed certification forms, appropriate to the classifications selected, shall be submitted for each trainee.

1.	Trainees in apprenticeship programs currently approved by the U.S. Department of Labor shall be entered on Form 25A311 "Contractor's FHWA Apprenticeship Certification."

2.	Trainees not in approved apprenticeship programs, including laborers and teamsters, shall be entered on Form 25A310 "Contractor's FHWA OJT Certification."  These trainees shall receive at least 500 hours training on the project.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor and approved by the Department.  The Department shall approve any program which will reasonably qualify the trainee for journeyman status in his classification by the end of the overall training program, and which conforms to the Contractor's equal employment obligations.  Existing approved programs shall be considered acceptable except in those cases where the Department has determined that the program is not being administered in a manner consistent with the equal employment obligations stipulated in Federal-Aid provisions.

It is normally expected that a trainee will begin his training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist in his work classification or until he has completed his training program.  It is not required that all trainees be on board for the entire length of the contract.  A contractor will have fulfilled his responsibilities under this Training Special Provision if he has provided acceptable training to the number of trainees specified.

If, in the judgement of the Contractor, a trainee becomes proficient enough to qualify as a journeyman before the end of the prescribed training period, and the Contractor so employs such trainee, the individual training program will be considered completed.

The Contractor shall furnish each trainee a copy of the program he will follow during training on the project, and with a certification showing the type and length of training satisfactorily completed.  No employee shall be employed as a trainee in any classification in which he has successfully completed a training course leading to journeyman status, or in which he has been employed as a journeyman.

The Contractor shall advise all employees and applicants for employment of available training programs and entrance requirements for each.

The Contractor shall periodically review the training and promotion potential of minority group and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each trainee.

645-3.02  Wages.  Trainees will be paid at least 60 percent of the appropriate minimum journeyman's rate specified in the contract for the first half of the training period, 75 percent for the third quarter of the training period, and 90 percent of for the last quarter of the training period, unless apprentices or trainees in an approved existing program are enrolled as trainees on this project.  In that case, the appropriate rates approved by the U.S. Departments of Labor or Transportation in connection with the existing program shall apply to all trainees being trained for the same classification who are covered by this Training Special Provision.

645-3.03  Subcontracts.  In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the trainees are to be trained by the subcontractor.  Any such subcontracts shall include the appropriate training provisions and pay item.  However, primary responsibility for meeting the training requirements imposed remains with the Contractor.

645-4.01  Method of Measurement.  The Contractor will be credited for each approved trainee employed by him on the project and reimbursed on the basis of man-hours worked, as listed in the certified payrolls.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  Basis of Payment.  Payment will be made at the contract unit price for each accepted man-hour of training performed.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment may be made for training persons in excess of the number specified herein, when approved by the Engineer.

Payment will be made following completion of each approved training program for the project.  No payment will be made to the Contractor if he fails to provide the required training or fails to hire the trainee as a journeyman upon completion of the program, and if such actions indicate a lack of good faith in meeting these requirements.

Payment will be made under:

Pay Item No.          Pay Item          Pay Unit

645(1)          Training Program      Man-Hour

(8/1/88)

Add the following Section:

SECTION 646

EQUIPMENT RENTAL

Special Provisions

646-1.01  Description.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of the proposed improvements at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

646-2.01  Equipment Furnished.   In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

646-2.02  Equipment Operators and Supervision Personnel.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

646-3.01  Construction Requirements.  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

646-4.01  Method of Measurement.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.

646-5.01  Basis of Payment.  The pertinent contract bid price per hour for the equipment shown in the Bid Schedule shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.          Pay Item           Pay Unit

646(3)          Wide Pad Dozer,          Hour

65-HP Minimum

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.05(B)  Temporary Illumination Systems.  Add the following subsection:  The Contractor shall provide temporary illumination where there are existing lighting systems along the Sterling Highway.  Illumination shall be provided during the life of the contract at these locations  when  they are open to traffic.  The temporary

lighting systems shall be operational by sunset on the same day the replaced system is retired, or the roadway is opened to traffic.

There are six existing locations which may require temporary lighting.  The number of lights at these locations is the following:

Beginning of Project	8 lights

Scale House				6 lights

Mackey Lake Road		2 lights

Robinson Loop/Tustumena	2 lights

Scout Lake/Swanson Road	2 lights

Temporary lighting shall be operational from the time the existing electroliers are removed until the new lighting system becomes operational.  Temporary lighting will be required during the time that neither the new or existing systems are operational.

A plan for each temporary lighting system shall be submitted to and approved by the Engineer prior to implementation.  The temporary lighting plan shall equal or exceed the area of coverage, light level, and uniformity of the system(s) being replaced or modified, and at intersections, consist of a luminaire located on the far right for each through street approach and installed adjacent to the through street radius returns.  The through street is the street with the vehicular right-of-way; both streets shall be considered through at signalized intersections and four-way stops.

The Contractor shall furnish and install all materials and miscellaneous hardware required to provide a functional lighting system, including electrical load centers.  All materials shall conform to the requirements of the plans and specifications, except that the branch conductors may be triplex aluminum with messenger cable if they are installed overhead.  Illumination conductors shall be sized so the voltage at the most remote luminaire is not less than the minimum required for the ballast, as recommended by the manufacturer.  The Contractor shall install intermediate conductor and supports  to  energize  luminaires  at  locations without

electrical service.  Luminaires used in the system may be the existing fixtures or new fixtures with a light distribution compatible with the proposed lighting configuration.

The temporary lighting systems may consist of any of the following lighting pole types, or combinations thereof, provided the luminaires have a minimum 30 feet mounting height.  Mounting height is the difference in elevation between the luminaire refractor and the edge of travelled way at the same station.  Any pole of the permanent lighting or any Contractor supplied poles may be used in the temporary lighting system(s).  Contractor supplied poles may be wood, and shall meet AASHTO design criteria for 80 miles per hour wind.  All poles, except traffic signal poles, installed within the clear zone as defined in the plans or Chapter 11, Design, of the "Highway Preconstruction Manual, 1983", shall be provided with FHWA approved: slip bases, transformer bases, or frangible couplings.

The load centers to power the temporary lighting may be the permanent installations, the existing installations, or temporary installations.  The existing load centers may be used only if they are scheduled to remain intact until completion of the project, and reused only if they are approved.  The Contractor shall provide approved temporary load centers with photoelectrically controlled lighting circuits, whenever no load center is available for use or when an existing load center that is not approved is retired due to conflict with the work.  An approved load center is any load center UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "suitable for use as service equipment".  The Contractor shall provide all work to modify these load centers as required to provide functional temporary lighting and signal systems and to install them, completing all work in accordance with the NEC.

660-2.04  Poles, Steel Pedestals and Posts.  Add the following:  All poles shall be designed for 100 MPH wind speeds with gusts to 130 MPH.

660-2.08  Conductors.  Add the following to Table 660-1:

Conductors                     Wire      AWG.    Band

/Cable          Circuit     Color/No.   No.    Legend

3	Highway Illumination		1		6	Circuit No.

Highway Illumination		2		or	Circuit No.

Highway Illumination		3	   larger

________________________________________________________

3	Service to Controller	1		6	"SIG"

Neutral				2		or	No Band

Spare					3	   larger No Band

_________________________________________________________

660-2.10  Bonding and Grounding.  Add the following after the first paragraph:  All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed.

660-6.01  Luminaires.  Add the following paragraph:  No paint may be applied to the reflecting surface of luminaire reflectors.

Luminaires to be used shall provide the specified uniformities or better in the configurations listed in the table below.  Uniformity is defined as the average maintained illumination level divided by the maintained illumination at the dimmest point.  Uniformity shall be calculated using the manufacturer's current published photometric charts.  Uncorrected illumination values shall be derived by straight line interpolation between lines of the is-footcandle curves.  Computations shall be done assuming luminaires are located on one side of the roadway only.

Lum   Road  Mtg   Spacing  Lum   Uniformity   Initial

Type  Width  Ht            Offset              Foot-

Candles

MC-3    36'  40'     220'     0'     3.0:1    1.3

Offset  24'  50'     270'   -30'     3.0:1    1.6

Luminaire Type Definitions:

MC-3	     Mastarm Mounted  Medium  Cutoff,  Type 3  as

defined   by  the  Illuminating  Engineering

Society (I.E.S.).

Offset:   Pole top mounted luminaires  designed  to be

offset between 20 and 50 feet from the  edge

of traveled way and angled between 30 and 50

degrees from the horizontal.

660-6.07  Salvaging Electrical Equipment.  Add the following to the first paragraph:  All salvaged equipment shall be delivered to the State Maintenance Yard at Soldotna.

Delete the fourth paragraph and substitute the following: The following existing items shall become the property of the Contractor and be disposed of as indicated.  Items that are to be removed shall be removed from the highway right of way.

1.	Junction boxes (not including lids), conductors, and post and controller assembly foundations shall be removed.

2.	Electroller foundations may be abandoned in place provided the tops of the foundations, reinforcing steel, anchor bolts, and conduits are removed to a depth of not less than one foot below roadway subgrade, sidewalk, or unimproved ground, whichever applies.

660-7.01  Basis of Payment.  In the first paragraph, modify line eleven to read:  "...involved in furnishing and installing, modifying, maintaining and...".

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

661-1.02  Equipment List(s) and Drawings.  Add the following subsection:  The Contractor shall submit for review and approval, within 30 days following award of the contract, 8 collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following:

1.	For materials on the Approved Products List:  a description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  catalog cuts that include the manufacturer's name, type of product, size, model number, conformance specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

This information may be included in the portfolio for 660 items.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

661-2.01  Materials.  Add the following:  When required, type 2 load center cabinets shall be sized and wired to serve the combination of highway lighting, traffic signal and thaw wire circuits shown in the plans.  Each cabinet shall be a single box, subdivided to form compartments as required, and constructed of formed and welded, code gauge steel, finished with gray baked enamel, electro-deposited on cleaned phosphatized steel and suitable for surface mounting.  A hinged lockable door with hasp shall be installed over each compartment.

The wiring configuration for each load center type shall be in accordance with the wiring diagram indicated on the load center detail sheet.  Circuit breaker ratings shall be as shown in the load center summary for each location.  Dead panels shall be indelibly labeled with the circuit number and the direction of the circuit run from the load center.

When the load centers are ready to be energized, the Contractor shall request and coordinate an electrical inspection of the load centers from the local authority having jurisdiction, allowing at least 5 working days before the inspection is needed.  The Contractor shall be present during the inspection to assist in accessing the cabinets and to answer questions.  The Contractor shall correct the deficiencies noted in each load center.

Payment of any fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection shall be incidental to the Section 661 items.  (9/1/89)

All breakers shall have on ampere interrupting capacity (A.I.C.) of 20,000 or greater, unless the Contractor can show that a direct short across the serving transformer would result in a lower current.

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

Special Provisions

669-1.01  Description.  This work shall consist of furnishing and installing six (6) each traffic count stations for the  automated collection of traffic data on an intermittent or permanent basis. The Automated Traffic Recorder (ATR) station is a vehicle detection system.

The ATR station can be a combination of detection, electronics and software and is defined as a system.  Four types of systems are defined as follows:

1.	An Intermittent ATR station shall consist of the following:

a.	inductive loops detectors for detecting the presence of vehicles, and,

b.	underground conduit, junction boxes, cabinet, and wiring as specified on the plans.

2.	A Traffic Volume Count System shall consist of the following:

a.	inductive loop detectors for detecting the presence of vehicles,

b.	electronics for collecting and storing data obtained from the sensors,

c.	communications capabilities (e.g. modem and cabling) for transmitting the data to IBM PC compatible computers located both in the Highway Data Office in Anchorage, Alaska, and portable laptop computers carried to the equipment site by State personnel, and

d.	underground conduit, junction boxes, cabinet, modem, electrical and telephone service as specified.

3.	An Automated Vehicle Classification System (AVC) shall consist of the following:

a.	Piezoelectric sensors for detecting vehicle presence and counting axles and measuring axle spacing,

b.	electronics for collecting, analyzing and temporarily storing the data obtained from the sensors,

c.	communications capabilities (e.g. modem, remotely controllable code operated switch and cabling) for transmitting the data to IBM PC compatible computers located both in the Highway Data Office in Anchorage, Alaska, and portable laptop computers carried to the equipment site by State personnel, and

d.	underground conduit, junction boxes, cabinet, electrical and telephone service as specified.

4.	A Weigh In Motion (WIM) System shall consist of the following:

a.	Piezoelectric or bending plate sensors for detecting vehicle presence and counting axles and measuring axle spacing and weight,

b.	electronics for collecting, analyzing and temporarily storing the data obtained from the sensors,

c.	communications capabilities (e.g. modem, remotely controllable code operated switch and cabling) for transmitting the data to IBM PC compatible computers located both in the Highway Data Office in Anchorage, Alaska, and portable laptop computers carried to the equipment site by State personnel,

d.	underground conduit, junction boxes, cabinet, electrical and telephone service as specified,

e.	modification to the pavement section at the WIM installation to provide a smooth approach to and adequate mounting foundation for the axle weight sensors, and

f.	a gravel pad for installation of the equipment cabinet and off-street parking for calibration and service vehicles.

The locations of traffic detection, and cabinets, shown on the plans are approximate and the exact locations shall be established in the field by the Engineer after consultation with the DOT/PF Highway Data Section.

Concrete pavement work shall consist of furnishing and placing Portland cement concrete for concrete road section at Weigh In Motion (WIM) Installation site in conformance with section 501 or as established on the plans.

General descriptions of the Automated Traffic Recorders are as follows:

Assembly H1 - A four loop configuration, intermittent ATR with piezoelectric sensors for automated vehicle classification, and without electrical or telephone service.

Assembly H2 - A two loop configuration, intermittent ATR without electrical or telephone service.

Assembly H3 - A permanent ATR equipped for traffic volume counting, automated vehicle classification and weigh-in-motion.  Includes a ten inductive loop configuration, traffic volume electronics, piezoelectric sensors and electronics for automated vehicle classification, bending plate axle weight sensors and electronics for weigh-in-motion, telephone modem, remotely controllable code operated switch, electrical and telephone service.  This assembly will require a 288 foot section of portland cement concrete pavement as a foundation for the complete WIM system.

Assembly H4 - A two loop configuration, intermittent ATR without electrical or telephone service.

Assembly H5 - A two loop configuration, intermittent ATR without electrical or telephone service.

Assembly H6 - A two loop configuration, intermittent ATR without electrical or telephone service.

669-1.02  Regulations and Code.  All materials and workmanship shall conform to the standards of the Underwriters Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturers Association, where applicable.

669-2.01  Materials.  All materials provided for the work shall be new, unless otherwise stated, and must meet the following requirements:

1.	Wiring.  All wiring shall be in accordance with Subsection 660-2.09(A), wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface through out the entire length giving the manufacturer's name or trademark, the insulation type and letter designation, the conductor size, voltage rating and the number of conductors if a cable.

2.	Conduit.  All conduit shall be in accordance with Subsection 660-2.05, conduit.  Nylon pull cords shall be left in all two inch conduit.

3.	Junction Boxes.  All junction boxes shall be in accordance with Subsection 660-2.06, junction boxes.  Junction boxes used for ATR installations shall not contain any conductors carrying a voltage over 50 volts.

4.	Terminal Blocks.  All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals.  Terminal blocks shall be a barrier type, 600vac @ 20amps, capacity for 12 to 18 AWG wire. All terminal blocks shall have removable shorting bars in each position and have integral type marking strips.  All conductors shall be terminated and labeled to a terminal block.

5.	Inductive Loops.  All inductive loops shall be in accordance with Subsection 660-2.08, Conductors.  Conductors used for detector inductive loops shall be UL listed as Type RHW/USE/XLP 12AWG 600V rating.

Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, and aluminum shield and overall PVC or PE jacket conforming to IMSA specification 50-2.

6.	Cabinets.  All style 3 cabinets shall be in accordance with Subsection 660-3.05, Controller Cabinets. All cabinets shall be aluminum and include a thermostatically controlled heater and fan, switched light, 3 shelves, Corbin locks, Ground Fault Interrupt (GFI) circuit breakers, dual sets of four 110 volt receptacles mounted per the plans, and terminal blocks mounted on the walls adjacent to the door. All cabinets shall have a NEMA 3R specification.  All style 1 and 2 cabinets shall be installed as indicated on the plans.

7.	Concrete Pavement.  Materials used for concrete pavement shall conform to section 501-2.01, Materials.

8.	Modem.  All modems shall meet the following requirements:

a.	300, 1200, or 2400 baud selectable

b.	Automatic Answer Mode

c.	Hayes 2400 compatible

d.	pulse or touch-tone dialing

e.	Full or Half-duplex operation

f.	External switches for COM port 1-4 selection

g.	Compatible with CCITT V.22, Bell 103, and Bell 212A modem specifications

h.	Meets FCC Part 15, FCC Part 68 regulations for direct connection to telephone lines

9.	Remotely Controllable Code Operated Switch.  All code operated switches shall meet the following requirements:

a.	minimum four addressable ports

b.	Speed: 110 to 19,200 bps, each port individually setable

c.	Flow Control: Hardware X-ON/X-OFF

d.	Data Format: 7 or 8 data bits; odd, even, or no parity

e.	Connectors: DB25s (female); DTE/DCE strap-setable

f.	Power: 115 VAC, 60 Hz, 5 watts

Suggested Model GS-SW540A available from Black Box Corporation or equivalent.

10.	Traffic Volume Counters.  Permanent traffic volume counters shall be GK brand units available from Capital Enterprise & Engineering Corp., P.O. Box 12688, Salem OR 97309, phone (503) 363-9290.  Permanent traffic volume counters shall include:

a.	GK model 6000 TC

b.	2 each loop cards

c.	Communications card

d.	Rechargeable battery

e.	64KB data module

f.	Battery charger

g.	Connective cable

h.	Modem cable

i.	User manual

11.	Automated Vehicle Classification (AVC) Counters and Sensors.  AVC counters and piezoelectric axle sensors shall be PAT brand C100S available from PAT Equipment Corporation, Inc., 1665 Orchard Drive, Chambersburg, PA 17201, phone (717) 263-7655. AVC counters and sensors shall include:

a.	PAT model C100S

b.	Loop card(s)

c.	Communications card

d.	Loop cable(s)

e.	Power cable

f.	Axle detector cable

g.	Modem cable

h.	User manual

i.	Rechargeable battery

j.	Battery charger

k.	Piezo axle sensor (1 per lane)

l.	Epoxy with hardener for each piezo axle sensor

12.	Weigh In Motion (WIM) Counters.  WIM electronics and sensors shall be International Road Dynamics (IRD) brand bending plate WIM equipment available from Internation Road Dynamics, 702 43rd Street East, Saskatoon, Saskatchewan S7K 3T9 Canada, phone (306) 934-6777.  WIM electronics and sensors shall include:

a.	IRD Bending plate WIM basic unit, including 386 computer, 110 volt power supply, monitor, keyboard, 3.5" floppy drive, 40Mb hard disk drive, and DOS software

b.	Loop cards

c.	Loop cables

d.	Bending plate cards

e.	Bending plate cables

f.	Dynax axle detector cards

g.	Dynax axle detector cables

h.	Modem cable

i.	User Manuals

j.	IRD WIM software

k.	Bending plate slab scale with frame and installation hardware (2 for each lane)

l.	Epoxy with grout and hardener for each bending plate slab scale

m.	Dynax axle detector (1 per lane)

n.	Epoxy with hardener for each Dynax axle sensor

669-3.01  Construction Requirements.

1.	Wiring.  All wiring shall be installed in accordance with Subsection 660-2.09(A), wiring.  All unused pairs shall be terminated within splices, at cabinets unused pairs shall be terminated at to a terminal block and labeled "SPARE".

2.	Conduit.  All conduit shall be installed in accordance with Subsection 660-2.05, Conduit or as indicated on the plans.

3.	Junction Boxes.  All junction boxes shall be installed in  accordance with Subsection 660-2.06, Junction Boxes or as indicated on the plans.

4.	Terminal Blocks.  All terminal blocks and wire pairs shall be clearly labeled on the block.  Terminal blocks within cabinets shall be permanently mounted

so that all terminals are easily accessible from the front of the cabinet.  By convention, wire pairs shall be labeled such that inductive loops and other sensors in the lane nearest to the cabinet are at the top or left side of the block.

5.	Inductive Loops.  All inductive loops shall be installed and constructed in accordance with Subsection 660-4.01, Installation Details, unless otherwise specified in the plans.  All inductive loops shall be formed of four turns of wire, and shall be six feet square with plus or minus one inch tolerance.  All inductive loops shall be centered in the indicated traffic lane.  All inductive loops within a lane shall be located sixteen feet from leading edge to leading edge, with plus or minus one inch tolerance.  Inductive loops located in parallel lanes shall be within one inch of being directly adjacent to each other.

All lead-in conduit from edge of pavement to the inductive loops shall be straight and perpendicular to the center line of the road.

6.	Cabinets.  All style 3 cabinets shall be installed according to Subsection 660-4.01, Installation Details.  All style 1 and 2 cabinets shall be installed as indicated on the plans.

7.	Concrete Pavement.  Construction of concrete pavement shall be in accordance with section 501-3.01 through 501-3.10.

8.	Piezoelectric Sensors for AVC.  All permanent piezoelectric sensors shall be installed per AVC equipment manufacturer's recommendations.  All coaxial cables shall be run to the equipment cabinet without splices and terminated on the specified terminal block, with at least six feet of slack cable available in the equipment cabinet prior to the terminal block.  Acceptance testing shall be accomplished in accordance with Subsection 669-3.02, Acceptance Testing.

9.	Bending Plate Axle Weight Sensors and Electronics for WIM.  All permanent bending plate axle sensors shall be installed per WIM equipment manufacturer's recommendations.  A manufacturer's representative shall be present to supervise installation of the bending plate sensors and to commission the WIM equipment as a complete and fully functioning system.  All cables shall be run to the equipment cabinet with no more than one splice per cable and terminated on the specified terminal block, with at least two feet of slack cable in each junction box and at least six feet of slack cable available in the equipment cabinet prior to the terminal block.  Acceptance testing shall be performed in accordance with Subsection 669-3.02, Acceptance Testing.

669-3.02  Acceptance Testing.  The Contractor shall perform acceptance testing on all ATR installations.

1.	General Tests.  All ATR installations shall be testing in accordance with Subsection 660-4.01, Installation Details.

2.	AVC Acceptance Tests.  In addition to the General Tests, Acceptance Tests shall be performed by the contractor on all automated vehicle classification installations.  Acceptance tests shall be performed to demonstrate that the AVC system performs at or above the required accuracy.

a.	Accuracy Requirements -  The accuracy of Automated Vehicle Classifiers is such that, if good lane discipline is maintained:

(1)	not more than plus or minus ten percent (+ 10 %) of the total vehicles in FHWA class one through class three (1 thru 3) and

(2)	not more than plus or minus five percent (+ 5 %) of the total vehicles in FHWA class four through class thirteen (4 thru 13) are classified in the wrong bin when compared with a concurrent manual classification count.

b.	The AVC Acceptance Test shall consist of an hour-by-hour and summary comparison of a manual classification count with the output of the permanent AVC.  A manual vehicle classification count shall be performed for sixteen consecutive hours (16 hrs) at the AVC site.  During that 16 hour period, a minimum of five (5) vehicles in an individual vehicle type bin is required in order to be included in the final comparison.

c.	The difference between the number of vehicles in each type bin as observed manually and as recorded by the AVC system shall be computed.  If more than the allowed percentages as listed above are classified in the wrong bin when compared with a concurrent manual classification count, the AVC equipment shall be recalibrated and the test performed again until the system meets the required accuracy.

3.	WIM Acceptance Tests.  In addition to the General Tests, Acceptance Tests shall be performed by the contractor on all weigh in motion installations after Calibration of the WIM system has been performed.  Acceptance tests shall be performed to demonstrate that the WIM system performs at or above the required accuracy.

a.	Acceptance Tests shall consist of three vehicles which will make ten passes over the WIM sensors in each lane at speeds varying from 15 to 70 miles per hour.

b.	The three test vehicles shall consist of a five axle, eighteen wheel single trailer vehicle (FHWA Class 9), a three axle, ten wheel single unit vehicle (FHWA Class 6), and a two axle, six wheel single unit vehicle (FHWA Class 5).  All three test vehicles shall be fully loaded with non-shifting material to near legal weight limits.

c.	All tires on all three test vehicles shall be inflated to recommended preassures.

d.	The gross weight of the vehicles and the weight of each axle group shall be determined by weighing on a certified static scale at a scalehouse operated by the State of Alaska Department of Commerce, Division of Weights and Measures.  An axle group is defined as any two axles whose midpoints are within eight feet of each other.  For the test vehicles, the Class 9 single trailer vehicle has three axle groups, while the Class 6 and Class 5 each have two axle groups.

e.	The difference in value or error between the weight of each axle group or vehicle gross weight shall be computed as follows:

d = 100 [(W - R) / R]

where:

d =	difference between WIM value and reference value

W =	WIM value, or weight as measured by the WIM system

R =	Reference value, or weight as measured by a static scale

f.	The Accuracy requirements for the WIM equipment consist of a maximum error of plus or minus twelve percent with a ninty-four percent confidence interval (i.e. + 12% with 94% confidence) for axle group weights, and a maximum error of plus or minus ten percent with a ninty-four percent confidence interval (i.e. + 10% with 94% confidence) for gross vehicle weights.

For each test vehicle, no more than two of the axle group weights measured by the WIM system can differ from the axle group weights as measured at the scalehouse by more than twelve percent.  Similarly, for each test vehicle, no more than two of the gross vehicle weights measured by the WIM system can differ from the gross vehicle weights as measured at the scalehouse by more than ten percent.

g.	Errors, or differences between the weights as measured by the WIM and weights as measured at the scalehouse, shall be calculated on ten consecutive passes of each of the three test vehicles at various speeds.  If more than the maximum number of errors is observed, the equipment shall be recalibrated and the Acceptance test performed again until the system meets the accuracy specifications.

669-3.05  Deliverables.

1.	Equipment List(s) and Drawings.  The Contractor shall submit for review and approval, within thirty days following award of the contract, nine collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s), and a description that includes product name, manufacturer, model or part number.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.	As-built Plans.  The Contractor shall prepare four complete sets of as-built plans on blue line drawings, which shall be kept current with the construction.  These as-built plans shall detail all construction changes made to the plans and also include the following information on the appropriate sheets, the location and depth of all inductive loops and conduit runs, and the station and offset of all junction boxes.

Three sets of as-built plans shall be given to the Engineer for distribution, and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder installation.  Distribution shall be one set to Technical Services and two sets to the Highway Data Section.

3.	Tests Results.  Two written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Project Engineer prior to acceptance of the Automated Traffic Recorder installation.  Tests will be conducted in accordance with Subsection 660-4.01, Installation Details.

Written (computer printout) results and copies of the electronic data files collected during performance of the WIM System acceptance test shall be submitted to the Engineer prior to acceptance of completion of the WIM system.

669-4.01  Method of Measurement.  The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder installations as shown on the plans or as directed by the Engineer.

The Class A concrete required for concrete pavement will not be measured for payment.

As-Built plans will not be measured for payment.

669-5.01  Basis of Payment.  The contract unit bid price per each Automated Traffic Recorder installation shall be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified.  This includes the cutting and patching of existing asphalt, where necessary.  Automated Traffic Recorder Loops can not be cut into final lift asphalt pavement.

As-built plans and acceptance testing will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder installations.

Class A concrete will be paid under Item 501(1), Class A Concrete.

Excavation required for these installation will be paid under Item 204(1), Structure Excavation.  Backfill required will be paid under its respective pay item number.

Payment for Automated Traffic Recorders will be made under:

Pay Item No.              Pay Item               Pay Unit

669(1-H_)        Automated Traffic Recorder     Lump Sum

at Station _______

SECTION 670

TRAFFIC MARKINGS

Standard Modifications

670-3.01  Construction Requirements.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)

Special Provisions

670-3.04  Paint Removal.  Change title of subsection to "Pavement Markings Removal".

Replace the first sentence of the second paragraph with the following:  Existing pavement markings shall be removed to the fullest extent possible by a grinding method that does not materially damage the surface or texture of the pavement or surfacing.  Any method utilizing burning with an open flame will not be used for the removal of pavement markings.

670-3.05  Preliminary Spotting.  Add the following:  Lines and markings to be replaced at their existing locations shall be referenced by the Contractor at his expense, prior to performing any work that may disturb them.  The Engineer will determine the beginning and ending points for the no-passing zones.

670-4.01  Method of Measurement.  Add the following:

6.	Station Basis.  Measurement of a traffic stripe will be the length of each individual stripe excluding gaps.  An individual stripe is a longitudinal marking less than six inches wide.

Delete the last paragraph and substitute the following:  Removal of traffic stripes and pavement markings will be measured by the station for payment.  Repair of any damaged pavement or surfacing caused by the pavement marking removal operation will be subsidiary to this item.

670-5.01  Basis of Payment.  Add the following:  Payment for removal of existing markings will be made under the following:

Pay Item No.             Pay Item             Pay Unit

670(9)      Removal of Pavement Markings   Station

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04  Storage And Application Temperatures.  In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max".  (5/12/89)

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  Fine Aggregate For Concrete.  In the first sentence, insert "..., class A,..." after "...AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

(5/12/89)

703-2.02  Coarse Aggregate For Concrete.  In the first sentence, insert "..., class B,..." after "...AASHTO M 80".  (5/12/89)

703-2.03 Aggregate for Base.  Add the following to the list under the first paragraph:

Plastic Index      AASHTO T-90        6 max

(5/7/91)

Special Provisions

703-2.03 Aggregate for Base.	Add the following to Table 703-2 Aggregate for Untreated Base:

Percent Passing by Weight

Sieve Designation                     Grading E-1

1 inch                              100

3/4 inch                              70-95

1/2 inch                              60-86

No. 4                                40-65

No. 40                               15-30

No. 200                               8-13

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  In the second paragraph, after Fine Aggregate, delete the remainder of the sentence after "thereof". and add the following:

The fine aggregate will meet the following requirements:

Plastic Index     AASHTO T-90     4 max.

Sodium Sulfate    AASHTO T-104   15 percent max.

Soundness Loss

Add the following to Table 703-3:

Asphalt Concrete

Sieve Designation                   Type IIA

3/4-inch                          100

1/2-inch                          75-95

3/8-inch                          60-90

No. 4                             36-79

No. 10                            20-67

No. 40                             6-44

No. 80                             4-29

No. 200                            3-10

703-2.07  Selected Material.  Add the following to Item 1., Selected Material Type A:  It shall have 30 to 55 percent maximum by weight of particles passing the No 4 sieve.

Add the following:

4.	Selected material, type D, shall consist of earth, sand, gravel or rock materials obtained from the excavation, and shall contain no wood, concrete or other debris.

SECTION 706

CONCRETE, CLAY, FIBER, AND PLASTIC PIPE

Special Provisions

706-2.07 Corrugated Polyethylene Pipe.  Delete in its entirety and substitute the following:  Corrugated polyethylene pipe shall conform to the following:

Culverts and Stormdrains       AASHTO M 294, Type S                                         (double wall)

Underdrains                    AASHTO M 252

(5/7/91)

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.14  Preformed Pavement Markings. Add the following to paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe areas, the tape length shall, where possible, be a minimum of 100 feet.

712-2.15  Temporary Raised Pavement Markers.  Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they supplement, substitute, or serve as a positioning guide.

712-2.16  Temporary Raised Pavement Markers for Short-Term Operations, Seal Coats, and Surface Treatments.  Add the following subsection:  The marker shall consist of an L-shaped polyurethane body with retroreflective tape on the top vertical section and with a self-adhesive base.  Both faces of the yellow marker and one face of the white marker shall be reflectorized.  The marker body shall be made from 0.060 inch minimum thick polyurethane; the vertical leg shall be approximately 2 inches high by 4 inches wide and the base approximately 1-1/8 inches wide.  The polyurethane body shall conform to Table 712-1.

The adhesive shall be factory-applied to the marker base, and made of a pressure-sensitive material, a minimum 1/8 inch thick and 3/4 inch wide, with release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raised pavement markers, the markers shall come with a protective cover made of clear flexible polyvinyl chloride.

The reflective tape shall be metalized polycarbonate microprism retroreflective material with acrylic backing or equal, a minimum 0.25 inch wide by 4 inches long, and provide the minimum optical performance shown in Table 712-2, for an observation angle of 0.2 degrees.

TABLE 712-1

| PROPERTY | RESULT | ASTM TEST METHOD |
| --- | --- | --- |
| Specific Gravity (minimum) | 1.19 | D 792 |
| Hardness | 80A | D 2240 |
| Tensile Strength (min, psi) | 4600 | D 412 |
| Ultimate Elongation (minimum, percent) | 330 | D 412 |
| Modulus at 300 percent (minimum, psi) | 1000 | D 412 |
| Stiffness @-20 degrees F (min, psi) @+72 degrees F (min, psi) | 1700 900 | D 1053 D 1053 |
| Compression Set 22 hrs at 70 degrees C (maximum, percent) | 65 | D 395 |
| Taber Abrasion CS17 wheel wt loss (mg/1000 cycles) | 3 | --- |

TABLE 712-2

| HORIZONTAL ENTRANCE ANGLE | SPECIFIC INTENSITY * White Yellow |  |  |
| --- | --- | --- | --- |
| 0 degrees | 3.5 | 3.0 |
| 30 degrees | 2.7 | 1.7 |

* Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident light.

(5/7/91)

SECTION 716

STRUCTURAL STEEL

Special Provisions

716-2.02  General Requirements.  Add the following:  Square and rectangular structural steel tubing shall conform to the requirements of ASTM A-500, Grade B.

SECTION 720

ELASTOMERIC PADS

Standard Modifications

720-2.01.  Delete in its entirety and substitute the following:  Elastomeric bridge bearing pads shall conform to the requirements of AASHTO M 251 with the following revisions:

4.2	Elastomeric Material.  Revise the first sentence to read:  The elastomeric compound used in the construction of the bearings shall contain only virgin natural polyisoprene (natural rubber) as the raw polymer; neoprene shall not be used.

4.2.1	Delete in its entirety.

4.2.2	Revise the Line Call Out to read:

M4AA 514 A13B13C12F19Z11

Revise	Z11: Adhesion value as follows:

Steel Laminations - ASTM D429, min

Method B 40 lb/in

Add the following: Z11: Adhesion,

Fabric Laminations - California Test No. 663 min

40 lb/in

4.5	Fabrication Details.  Add the following:

Pads over 3/4 inch in thickness shall be laminated and shall consist of alternate laminations of elastomer and metal or fabric reinforcements.  The outside laminations shall be metal or fabric.  Laminations of elastomer shall be 1/2 inch in thickness.

(5/29/90)

Special Provisions

720-2.02  Manufacturing Requirements.  Add the following new subsection:  Laminations of elastomer shall be 1/2-inch +1/8-inch in thickness.

The elastomeric pad shall have a virgin (unfilled) polytetraflourethylene (TFE) sheet, 1/32 inch in thickness, bonded to the top surface.

The TFE sheet shall conform to the following requirements:

Tensile Strength 			2,000 psi min.

Tensile Elongation			200% min.

Hardness					50-60 Shore D

Coefficient of Friction		0.05 (for loads greater

(TFE against stainless		than 500 psi and speeds

steel)						less than 1 foot/minute

Compressive Strength		1800 psi min.

(0.2% Offset)

Shear Strength between		Greater than the shear

TFE and Elastomer			strength of either TFE

or elastomer

(9/1/89)

SECTION 726

TOPSOIL

Standard Modifications

726-2.01  Topsoil.  In the second paragraph, change "not less than 1%" to read "not less than 3%".  (5/12/89)

SECTION 729

GEOTEXTILES

Delete this Section in its entirety and substitute the following:

Standard Modifications

729-2.01  Embankment Separation and Reinforcement.

1.	Fibers used in the manufacturer of geotextiles, and the threads used in joining geotextiles by sewing, shall consist of long chain synthetic polymers, composed of at least 85 percent by weight polyolefins, or polyesters.  The geotextile shall be formed into a stable network such that the filaments or yarns retain their relative position to each other.  Both the geotextile and threads shall be resistant to chemical attack, mildew, and rot.

2.	Nonwoven geotextile may be formed by the needle-punched, spun-bonded or heat-bonded process.

3.	Woven geotextile shall be woven into a uniform pattern with distinct and measurable openings.  Edges of the cloth shall be selvaged to prevent the outer yarn from pulling away from the cloth.  The fabric shall be free from detrimental defects.

4.	The geotextile supplied shall meet the requirements listed in Table 729-1 for the type specified.

5.	The Contractor shall submit certification that the geotextile supplied meets the above requirements before it is used on the project.

Table 729-1

GEOTEXTILE REQUIREMENTS FOR

EMBANKMENT SEPARATION AND REINFORCEMENT

| Geotextile Property | Test Method (ASTM) | Separation |  |  | Reinforcement |
| --- | --- | --- | --- | --- | --- |
| Grab Elongation, % at breaking load | D-4632 | <50 | >50 | 30 max. |
| Grab Tensile Load, lbs, min. | D-4632 | 175 | 105 | 180 |
| Burst Strength, psi, min. | D-3786 | N/A | N/A | 290 |
| Trapezoid Tearing Strength, lbs, min. | D-4533 | 50 | 40 | 65 |
| Puncture Resistance, lbs, min. | D-4833 | 70 | 40 | 75 |
| Water Permittivity, 1/sec, min. | D-4491 | 0.04 | 0.30 | 0.02 |
| Apparent Opening Size, mm, max. | D-4751 | 0.30 | 0.21 | 0.85 |
| UV Degradation at 500 hour exposure, % strength retained | D-4355 | 70 | 70 | 70 |
| Geotextile Acceptance, Pass or Fail | D-4759 | Pass | Pass | Pass |

NOTES:                                                   1.	Separation geotextile supplied may have either less than, or greater than 50% elongation measured at breaking load in the Grab Tensile Test (ASTM D-4632).

2.	Geotextile Property Values = Minimum average roll values at a 95% confidence level in the weaker principal direction.

3.	0.21 mm = US Standard Sieve Size 70.

4.	0.30 mm = US Standard Sieve Size 50.

5.	0.85 mm = US Standard Sieve Size 20.

729-2.02  Subsurface Drainage and Riprap Liner.

1.	Fibers used in the manufacture of geotextiles, and the threads used in joining geotextiles by sewing, shall consist of long chain synthetic polymers, composed of at least 85 percent by weight polyolefins, or polyesters.  The geotextile shall be formed into a stable network such that the filaments or yarns retain their relative position to each other.  Both the geotextile and threads shall be resistant to chemical attack, mildew, and rot.

2.	Nonwoven geotextile may be formed by the needle-punched, spun-bonded, or heat-bonded process.

3.	Woven geotextile shall be woven into a uniform pattern with distinct and measurable openings.  Edges of the cloth shall be selvaged to prevent the outer yarn from pulling away from the cloth.  The fabric shall be free from detrimental defects.

4.	The geotextile supplied shall meet the requirements listed in Table 729-2 for the type specified.

5.	The Contractor shall submit certification that the geotextile supplied meets the above requirements before it is used on the project.

TABLE 729-2

GEOTEXTILE REQUIREMENTS FOR

SUBSURFACE DRAINAGE AND RIPRAP LINER

| Geotextile Property | Test Method (ASTM) | Subsurface Drainage | Riprap Liner |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Unprotected | Protected |
| Grab Elongation, % at breaking load | D-4632 | 15-100 | 15-80 | 15-80 |
| Grab Tensile Load, lbs, min. | D-4632 | 90 | 200 | 100 |
| Burst Strength, psi, min. | D-3786 | 125 | 350 | 200 |
| Water Permittivity, 1/sec, min. | D-4491 | 0.8 | 0.5 | 0.5 |
| Apparent Opening Size, mm, max. | D-4751 | 0.212 | 0.600 | 0.600 |
| UV Degradation at 500 hour exposure, % strength retained, min. | D-4355 | 70 | 70 | 70 |
| Geotextile Acceptance, Pass or Fail | D-4759 | Pass | Pass | Pass |

NOTES:

1.	Geotextile Property Values = Minimum average roll values at a 95% confidence level in the weaker principal direction.

2.	0.212 mm = US Standard Sieve Size 70.

3.	0.600 mm = US Standard Sieve Size 30.

(5/7/91)

Special Provisions

729-2.04 Temporary Silt Fence.  Add the following subsection:  The geotextile supplied shall meet the physical and mechanical properties listed in Table 729-4.

Table 729-4

GEOTEXTILE REQUIREMENTS FOR

TEMPORARY SILT FENCE

| Geotextile Property | Test Method (ASTM) | Fence Supported Requirements | Self-supported Requirements |
| --- | --- | --- | --- |
| Grab Tensile Strength lbs, min. | D-4632 | 90 | 90 |
| Elongation at 50% minimum tensile strength (45 lb) % max | D-4632 | N/A | 50 |
| Water Permittivity 1/sec, min. | D-4491 | 0.01 | 0.01 |
| Apparent Opening Size mm., max. | D-4751 | 0.84 | 0.84 |
| Ultraviolet Degradation at 500 hour exposure, min % strength retained | D-4355 | 70 | 70 |
| Geotextile Acceptance Pass or Fail | D-4759 | Pass | Pass |

Notes:

1.	Geotextile Property Value = Minimum average roll values 95% confidence level in the weaker principal direction.

2.	0.84 mm. = U.S. Standard Sieve Size 20

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04  Sign Posts. Delete Item 4., "Multi-directional Breakaway Load Concentration Coupler Base Assemblies and Coupler Hinge Plate", and substitute the following:

4.	Wide Flange Posts.

a.	Steel for wide flange posts shall conform to AASHTO M 183.

b.	Post sizes shall be as designated on the plans.

c.	Posts shall be hot dip galvanized in a manner conforming to AASHTO M 111 after fabrication.  Any cutting of metal posts after hot dip galvanizing shall be accomplished with minimum damage to the zinc coating and all exposed surfaces shall be protected by treating the exposed area in the same manner as if it were abraded or damaged.

d.	Galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating shall be repaired in accordance with the applicable provisions of AASHTO M 36.

(5/7/91)

APPENDIX A

HOMER ELECTRIC ASSOCIATION

EXCAVATION AND CLEARANCE GUIDELINES

APPENDIX B

PERMITS

APPENDIX C

EXISTING WELL LOG

APPENDIX D

THAW WIRE SPECIFICATIONS

APPENDIX E

CONSTRUCTION SURVEYING

REQUIREMENTS