SPECIAL NOTICE TO BIDDERS

The following information is available at 4111 Aviation Avenue to assist in preparing your bids:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

- Quantity Computations

- Cross Sections

- Kodiak-Chiniak Highway MP 15 Slide Geology Report, February 2004

- State of Alaska Department of Transportation and Public Facilities publication, Alaska Storm Water Pollution Prevention Plan Guide, June 1, 2004.

- Department of Transportation and Public Facilities - Sign Face Fabrication Requirements

- Alaska Test Methods Manual (Lab and Field), 2004 Edition.  ($25.00)

2.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Utilities Engineer, (907) 269-0647.

3.	The Department has approved an environmental document addressing concerns and environmental commitments and is available for review in the office of the Preliminary Design and Environmental Coordinator, (907) 269-0534.

4.	The Materials Certification List (MCL) has been included in Appendix C.  This list is provided for you to determine which materials will require submittal to the Project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

5.	The Department requires all workers within the project limits to wear an outer visible surface or layer of high visibility color and retro reflectivity.  See Subsection 643-3.11, High Visibility Clothing for requirements.

6.	Separate stationing was used in the design of the two paving projects and the guardrail project.  Two sets of centerline stakes will be required on roads with overlapping stations.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the

STATE OF ALASKA

SPECIFICATIONS

for

HIGHWAY CONSTRUCTION

2002 STANDARD SPECIFICATIONS

SECTION 101

DEFINITIONS AND TERMS

## Special Provisions

101-1.03.DEFINITIONS.  Add the following definition:

NON-FROST SUSCEPTIBLE.  Material that contains 6 percent or less passing the No. 200 screen as determined by sieve analysis performed with WAQTC FOP for AASHTO T 27/T 11 on minus 3 inch material.  (11/29/01)R1USC

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

# Special Provisions

102-1.10 ADDENDA REQUIREMENTS.  Delete this Subsection in its entirety and substitute the following:  Addenda will be issued to the individual or company to whom bidding documents were issued.  Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph, courier, and in special circumstances by phone.  Addenda will be issued to the address, telefacsimile number or phone number as stated on the planholder's list unless picked up in person or included with the bid documents.  It is the bidder's responsibility to insure that he has received all addenda affecting the Invitation For Bids.  No claim or protest will be allowed based on the bidder's allegation that he did not receive all of the addenda for an Invitation For Bids.

All addenda shall be acknowledged on the Proposal or by telegram or telefacsimile prior to the scheduled time of bid opening.  If no addenda are received by the bidder, the word "None" should be entered on the Proposal Form.  (10/23/02)R171USC02

SECTION 103

# AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.06 INSURANCE REQUIREMENTS.  Delete this Subsection in its entirety and substitute the following:  The Contractor shall provide evidence of insurance with an insurance carrier or carriers satisfactory to the Department covering injury to persons and property suffered by the State of Alaska or by a third party as a result of operations under this contract by the Contractor or by any subcontractor.  The Contractor's insurance shall provide protection against injuries to all employees of the Contractor and the employees of any subcontractor engaged in work under this Contract.  All insurance policies (a) shall comply with AS 21 and (b) shall be issued by insurers that (i) are licensed to transact the business of insurance in the State of Alaska under AS 21 and (ii) have a financial rating acceptable to the Department.  The Contractor shall notify the Engineer, in writing, at least 30 days before cancellation of any coverage or reduction in any limits of liability.

Where specific limits and coverages are shown, it is understood that they shall be the minimum acceptable.  The requirements of this subsection shall not limit the Contractor’s indemnity responsibility under Subsection 107-1.13.  Additional insurance requirements specific to this contract are contained in the Special Provisions, when applicable.

The Contractor shall maintain the following policies of insurance with the specified minimum coverages and limits in force at all times during the performance of the Contract:

- Workers' Compensation:  as required by AS 23.30.045, for all employees of the Contractor engaged in work under this Contract.  The Contractor shall be responsible for Workers' Compensation Insurance for any subcontractor who performs work under this Contract.  The coverage shall include:

- Waiver of subrogation against the state and Employer's Liability Protection at $500,000 each accident/$500,000 each disease;

- “Other States” endorsement if the Contractor directly utilizes labor outside of the State of Alaska;

- United States Longshore and Harbor Workers’ Act Endorsement, whenever the work involves activity over or about navigable water; and

- Maritime Employer’s Liability (Jones Act) Endorsement with a minimum limit of $1,000,000, whenever the work involves activity form or on a vessel on navigable water.

- Commercial General Liability:  on an occurrence policy form covering all operations with combined single limits not less than:

- $1,000,000 Each Occurrence;

- $1,000,000 Personal Injury;

- $2,000,000 General Aggregate; and

- $2,000,000 Products-Completed Operations Aggregate.

- Automobile Liability: covering all vehicles used in Contract work, with combined single limits not less than $1,000,000 each occurrence.

- Umbrella Coverage:  for Contract amounts over $5,000,000 not less than $5,000,000 umbrella or excess liability.  Umbrella or excess policy shall include products liability completed operations coverage and may be subject to $5,000,000 aggregate limits.  Further, the umbrella or excess policy shall contain a clause stating that it takes effect (drops down) in the event the primary limits are impaired or exhausted.

- The State of Alaska shall be named as an additional insured on policies required by paragraphs 2 through 4 above.  All of the above insurance coverages shall be considered to be primary and non-contributory to any other insurance carried by the State of Alaska, whether through self-insurance or otherwise.

In any contract or agreement with subcontractors performing work, the Contractor shall require that all indemnities and waivers of subrogation it obtains, and any stipulation to be named as an additional insured it obtains, shall also be extended to waive rights of subrogation against the State of Alaska and to add the State of Alaska as an additional named indemnitee and as an additional insured.

The apparent low bidder shall furnish evidence of insurance to the Department before award of the Contract.  The evidence shall be issued to the Department and shall be either a certificate of insurance or the policy declaration page with all required endorsements attached and must:

- Denote the type, amount, and class of operations covered;

- Show the effective (and retroactive) dates of the policy;

- Show the expiration date of the policy;

- Include all required endorsements; and

- Be executed by the carrier's representative.

When a certificate of insurance is furnished, it shall contain the following statement:

“This is to certify that the policies described herein comply with all aspects of the insurance requirements of (Project Name and Number).  The insurance carrier agrees that it shall notify the Engineer, in writing, at least 30 days before cancellation of any coverage or reduction in any limits of liability.”

The Department’s acceptance of deficient evidence of insurance does not constitute a waiver of Contract requirements.

Failure to maintain the specified insurance or to provide substitute insurance if an insurance carrier becomes insolvent, is placed in receivership, declares bankruptcy, or cancels a policy may be grounds for withholding Contract payments until substitute insurance is obtained, and may, in the Department's discretion, be grounds for declaring the Contractor in default.  (05/06/03)R271USC02

SECTION 105

CONTROL OF WORK

Special Provisions

105-1.06 COOPERATION WITH UTILITIES.  Add the following:  Request locates from all the utilities having facilities in the area.  Use the Alaska Digline, Inc.  Locate Call Center for the following utilities:

| ALASKA DIGLINE, INC. Anchorage Area………………… 278-3121 Statewide…………………….800-478-3121 Who will notify the following: |  |
| --- | --- |
| - AT&T Alascom | - GCI Communications |
| - ACS |  |

Call the following utilities and agencies directly:

City of Kodiak					(907) 486-8060

Kodiak Electric Association			(907) 486-7746

Kodiak Island Borough			(907) 486-8640

Robert Greene (ADOT&PF M&O)		(907) 487-4952

US Coast Guard				(907) 487-5320 ext. 229

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

Work around those utilities not designated for relocation in the plans and the following utility specific coordination.  The Contractor shall bear the expense for any changes or additional relocation requested for your convenience.

Work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

The Contractor shall bear the responsibility for any changes in contract scheduling that result in the conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Schedule and coordinate the utility relocations with project construction as set forth in Subsection 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required prior to utility relocation.

Payment will be made as follows:

- Subsidiary to Item 642(1), Construction Surveying, if you are required to provide the surveying as part of the contract and/or

- Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of your two (2) week work plan, or not required by the contract.

The utility shall give you, through the Engineer, fifteen (15) calendar days advance written notice for required staking.

Provide the Utility Companies fifteen (15) calendar days advance written notice of the relocations described below to begin.  The Utility Companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work prior to commencing with another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit you, through the Engineer, from working near the utility’s facilities when the ground is frozen.  (04/01/03)R3M98

Specific coordination requirements for the specific utilities are included below:

## CHINIAK ROAD PAVING MP 15-31

KODIAK ELECTRIC ASSOCIATION (KEA) – KEA will be relocating the existing poles through the road realignment area from approximately Station 5+00 LT to Station 19+50 LT..  The existing poles fall in the proposed roadway realignment and will require relocation prior to the road construction.  You will allow KEA thirty (30) calendar days to complete the relocation.

ALASKA COMMUNICATIONS SYSTEMS (ACS) – ACS owns underground telephone cables along the Chiniak Highway from approximately the Kalsin Bay Inn out to the ADOT Maintenance Station.  You may be required to work around these facilities during installation of the proposed culvert pipes.  Where this occurs you will be required to provide ACS four (4) calendar days advance written notice of when the work is to occur and allow them to inspect their facilities prior to backfill.

# KODIAK PAVING PROGRAM, 2004

KODIAK ELECTRIC ASSOCIATION (KEA) – KEA owns existing underground facilities located within the Monashka Bay Road, which will require adjustment.  Eleven (11) existing manholes will require the replacement of existing lids with manhole ring and cover and grade rings by KEA.  You will be required to provide traffic control to allow KEA to make the changes and also to verify finish grade for the new lids to be placed at.  KEA will require one (1) calendar day at each location.

105-1.07 COOPERATION BETWEEN CONTRACTORS.  Add the following:  The following projects will be under construction concurrently with this project:

| Project Name | Contractor |
| --- | --- |
| 2004 Pavement Repair | Brechan Enterprise |
| 2004 Sidewalk Curb and Gutter | Redhook Construction |
| Steller Way Improvements | Brechan Enterprise |
| Erskine Avenue Improvements | Anderson Construction |
| Alder Way and Natalia Lane Improvements | TBD |
| Rezanof Water and Sewer Improvements | TBD |
| Mission Road Pavement, Water, and Sewer Improvements | Brechan Enterprise |
| Selief Lane Rehabilitation* | Kiewit Pacific Company |
| Pasagshak Road Spot Repairs* | TBD |

Owner:		City of Kodiak  (907) 486-8065

*  ADOT & PF Contact Tom Dougherty (907) 269-0401

Coordinate traffic control, construction, and material hauling operations with the prime contractor of the above project to minimize impact on the traveling public, and to minimize conflicts with the work being performed under the other contract.  (02/01/00)R175M98

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Add the following:  Inspect and clean storm drain sumps and petroleum separator manholes during the construction season and before winter shutdowns.  This inspection and maintenance of the storm drain system will not be paid for directly but will be subsidiary to work paid for under Sections 603 and 604.  (02/01/00)R4M98

105-1.15 PROJECT COMPLETION.  Delete the last paragraph and substitute the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work specified under Subsection 618-3.04, Plant Establishment and Maintenance; and Subsection 621-3.04, Period of Establishment; Subsection 641-2.01, Storm Water Pollution Prevention Plan (SWPPP) Requirements and Subsection 641-3.01, Construction Requirements, a letter of project completion will be issued by the Engineer.  Project completion will relieve you from further maintenance responsibilities, except under Subsections 618-3.04, 621-3.04, 641-2.01, and 641-3.01, and will stop the count of contract time but will not relieve you of any obligations under the Contract.  (05/28/03)R237USC02

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES.  Add the following:  Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district.  (03/21/01)R93

SECTION 106

CONTROL OF MATERIAL

## Special Provisions

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision.  Comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States.  The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition.  These processes include rolling, extruding, machining, bending, grinding, drilling, etc.  The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore.  It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework).  Further, it does not apply to materials that remain in place at your convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement. There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

Take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision.  Non-conforming products shall be replaced at no expense to the State.  Failure to comply may also subject you to default and/or debarment.  False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.  (08/31/99)S13

106-1.02 LOCAL MATERIAL SOURCES.  Add the following under item 2.  Inspection and Acceptance.:  In compliance with 30CFR46.11, have the Operator of your sand and gravel surface mine (materials source) provide Site-specific Hazard Awareness Training for all the Engineer’s personnel (non-miners) prior to their beginning any operations in your surface mine.  Offer the training at each surface mine that you will be using to supply processed aggregates.  A competent person must provide the training in accordance with the Operator’s written training plan as approved by the Mine Safety and Health Administration, and covering the following items:

- Site specific health and safety risks.

- Recognition and avoidance of hazards.

- Restricted areas.

- Warning and evacuation signals.

- Other special safety procedures.

- Site tour.

Upon completion of this training, the Engineer’s personnel will sign a Visitor’s Log Book to indicate that training was provided.  (05/01/02)R262M98

106-1.03 TESTING AND ACCEPTANCE.  Add the following:

When the specifications refer to the following test methods, use the corresponding test method shown.

| REPLACE TEST METHOD: | WITH TEST METHOD: |
| --- | --- |
| WAQTC FOP for AASHTO T 89/T 90 | WAQTC FOP for AASHTO T 89 and WAQTC FOP for AASHTO T 90 |
| WAQTC TM 1 | WAQTC FOP for AASHTO TP 61 |
| WAQTC TM 4 | ATM 405 |

(02/05/04)ES05

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

# Special Provisions

107-1.01 LAWS TO BE OBSERVED.  Add the following:

Eagle Nest Restrictions.  Active bald eagle nests are located at approximately Station 3114+37 on Chiniak Highway (Sta. 3125+00 guardrail project) and Station 1200+06 on Pasagshak Road (Sta. 1200+63 guardrail project).  The following measures must be observed to avoid violations of the Bald Eagle Protection Act:

In order to permit eagles to initiate nesting, operations shall not take place within 660 feet of the eagle nest from March 1 to May 31.  This period shall continue to August 31 if the nest contains a nesting pair of eagles.  If the eagle nest is not occupied by May 31, activities may proceed provided the nest and nest support are not jeopardized.

It is possible to conduct operations after May 31, even if the nest contains a pair of nesting eagles.  To do so, notify the Engineer two (2) weeks prior to beginning activities.  Procure the services of an eagle monitor as specified under Section 651, Eagle Monitoring.  The eagle monitor shall observe the eagle nest and determine whether operations cause a disturbance to the nesting eagles.  The eagle monitor shall work independently of the Contractor’s operation and have reporting authority to the Engineer.  If any evidence of disturbance is observed, operations will be stopped or modified to comply with the Bald Eagle Protection Act as directed by the Engineer.

It is expected that the eagles will be disturbed less later in the summer than they will be early in the summer.  Consequently, it is recommended that the work shown in the vicinity of the eagle nests be executed late in the summer, after the other work is completed.

If additional eagle nests are discovered within the vicinity of the project site, the U.S. Fish and Wildlife Service must be notified immediately by calling (907) 260-2809 or (907) 271-2780, prior to any construction activities, for further site evaluation.

107-1.02 PERMITS, LICENSES, AND TAXES.  Add the following:  Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8715.  If you discover cultural resources during construction activities, stop work at that site and notify the Engineer.

Provide a wetland specialist able to conduct wetlands determinations and delineations in accordance with the Corps of Engineers 1987 Wetland Delineation Manual.  The wetland specialist shall conduct the determination and delineations of any site outside the project limits or not previously permitted, impacted by your operations.  These delineations will be subject to Corps of Engineers approval.

Provide the Engineer a copy of all permits or clearances received prior to using any site outside the project limits.  Additionally, provide the Engineer a written statement that all necessary permits or clearances have been obtained.  Also provide a written statement to the Engineer listing agencies or offices contacted which responded that no additional action is required.

Add the following:  The Department has received the following permits on the Contractor’s behalf:

1.	U.S. Army Corps of Engineers (COE) Nationwide 3 Permits  #POA-2004-335-D, POA-2004-336-D, and POA-2004-337-D

2.	Alaska Department of Natural Resources Title 41 Fish Habitat Permits for work in anadromous fish streams:

- 	#FH 04-II-0045 (Anton Larsen Bay Rd, Battery Creek) – Amended on April 13, 2004

- 	#FH 04-II-0046 (Chiniak Highway, MP 21.2) – Amended on April 13, 2004

- 	#FH 04-II-0047 (Chiniak Highway, MP 24.1) – Amended on April 13, 2004

- 	#FH 04-II-0048 (Chiniak Highway, MP 24.5) – Amended on April 13, 2004

- 	#FH 04-II-0049 (Chiniak Highway, MP 30.7)

	#FH 04-II-0051 (Pasagshak Road, Kalsin Creek)

Provide all necessary information to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge storm water from the construction site.  Refer to Section 641, Erosion, Sediment and Pollution Control for requirements for this permit.

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.  Add the following:  Prior to initiating roadwork, install plastic safety fence adjacent to environmentally sensitive sites as shown in the Plans or as directed by the Engineer.  The exact location of each environmentally sensitive site shall be field verified prior to installing plastic safety fence.  Contact the ADOT&PF Environmental Analyst at (907) 269-0542 to arrange field verification prior to installing plastic safety fence.  Construction equipment shall remain outside of the boundaries of the environmentally sensitive sites so delineated for the duration of the project.  Do not work within the boundaries of the sites.  The plastic safety fence installed adjacent to environmentally sensitive sites shall be maintained in good condition for the duration of the project.

Do no construction staging, stockpiling, or material extraction within the Kalsin Bay Maintenance Station gravel pit located at Station 2570+12 left.

Add the following:  If you require water for any construction purpose from a non-municipal water source, obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624.  (05/29/02)R7M98

107-1.13 RESPONSIBILITY FOR DAMAGE CLAIMS.  Delete this Subsection in its entirety and substitute the following:  The Contractor shall indemnify, hold harmless and defend the State of Alaska and its agents and employees from any and all claims or actions for injuries or damages whatsoever sustained by any person or property that arise from or relate to, directly or indirectly, the Contractor's performance of the Contract, however, this provision has no effect if, but only if, the sole proximate cause of the injury or damage is the Department’s negligence.  This Contract does not create a third party benefit in the public or any member of the public, nor does it authorize any person or entity not a party to this Contract to maintain a suit based on this Contract or any term or provision of the Contract, whether for personal injuries, property damage or any other claim or cause of action.  (05/06/03)R271USC02

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.  Add the following after the last paragraph:  When construction activities meet any of the following conditions, advise the appropriate owning Utility(s) in writing at least 24 hours in advance of work.

1.	Operations anticipated being within 10 feet of an overhead electrical line.

2.	Operations anticipated to be within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment that is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work.

Provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services. (10/23/02)R170USC02

Add the following Subsection:

107-1.21 FEDERAL AFFIRMATIVE ACTION.  The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120

Training Program	Section 645

Federal EEO Bid Conditions	Form 25A-301

EEO-1 Certification	Form 25A-304

DBE Subcontractable Items	Form 25A-324

ADOT&PF Training Program Request	Form 25A-310

Training Utilization Report	Form 25A-311

Contact Report	Form 25A-321A

DBE Utilization Report	Form 25A-325C

Summary of Good Faith Effort Documentation	Form 25A-332A

Required Contract Provisions, Federal-Aid Contracts	Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.

(08/13/98)S80

SECTION 108

PROSECUTION AND PROGRESS

## Special Provisions

108-1.03 PROSECUTION AND PROGRESS.  Delete the last sentence of the first paragraph and substitute the following:  Submit the following at the Preconstruction Conference:

Delete item 1.  A progress schedule.  and substitute the following:

1.  A Critical Path Method (CPM) Schedule is required, in a format acceptable to the Engineer, showing the order in which the work will be carried out and the contemplated dates on which you and the subcontractors will start and finish each of the salient features of the work, including any scheduled periods of shutdown.  Indicate any anticipated periods of multiple-shift work in the CPM Schedule.  If revisions to the proposed CPM Schedule are required, make them promptly.  Promptly submit a revised CPM Schedule if there are substantial changes to your schedule, or upon request of the Engineer.  (12/13/02)R261M98

Delete item 5 of the first paragraph and substitute the following:

- The submittals identified under Subsection 641-1.03, Submittals.  (01/31/02)R160M98

108-1.06 DETERMINING AND EXTENDING CONTRACT TIME.  Delete the third paragraph under item 2 “Suspension and Extension of Contract Time,” and substitute the following:

Contract time shall continue through the suspension of work in the following conditions:

- those instances where the Engineer orders suspension of the work for unsafe conditions,

- for failure by the Contractor to carry out contractual provisions, or

- for failure to carry out orders given by the Engineer within the limits of his contractual authority.

In the instance where the Engineer suspends a controlling item of work due to adverse weather conditions for one or more calendar days, the number of days included in the suspension period shall extend the completion date.  (03/13/03)R242USC02

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.05 COMPENSATION FOR EXTRA WORK.  Delete the first sentence of the second paragraph of sub-item a. of item 3 and substitute the following:  The regular hourly rental rate is the adjusted monthly rate for the basic equipment plus the adjusted monthly rate for applicable attachments, both divided by 176, and multiplied by the area adjustment factor specified on the adjustment maps for the Alaska - South Region.  (10/23/02)R14USC02

109-1.06 PROGRESS PAYMENTS.  Add the following:  Failure to submit schedules in accordance with Subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  The Engineer, upon receipt of current schedules from the Contractor, will release this amount.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion, Sediment, and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This amount will be released by the Engineer upon satisfactory completion of the requirements of the permit.  (02/04/02)R137A

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01 DESCRIPTION.  The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds.  The Contractor or the subcontractors shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract.  Carry out applicable requirements of 49 CFR Part 26 in the award and administration of US DOT assisted contracts.

120-1.02 INTERPRETATION.  It is the intent of this section to implement the requirements of

49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as the Department deems appropriate.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in

AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS.  The following definitions will apply.

- Broker.  A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project.  A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF).  The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment.  The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself.  To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its performance of the work.  Other relevant factors will be considered.  The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE).  An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee.  Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal.  The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts.  Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer.  A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification.  For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report.  Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer.  A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large.  If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL.  The DBE Utilization Goal for this contract is shown on

Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount.  A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE.

- Phase I - Bid.  Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award.  The apparent low bidder will provide the following within fifteen (15) days of receipt of notice of intent to award:

- Written DBE Commitment.  Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report.  Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation.  Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if you submit less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal.  If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal.  If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and cannot document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer.  At the preconstruction conference, submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work.  The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement.  If a DBE replacement is approved by the Engineer, replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal.  In the event that you cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- You have not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If you are unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal.  The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that cannot be replaced.

120-3.02 GOOD FAITH EFFORT.

- Good Faith Effort Criteria.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items.  The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening.  It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder cannot achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening.  The bidder must give the DBEs no less than five days to respond.  The bidder may reject DBE quotes received after the deadline.  Such a deadline for bid submission by DBEs will be consistently applied. DBEs certified to perform work items identified on Form 25A324 must be contacted to solicit their interest in participating in the execution of work with you.  Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- Non-competitive DBE quotes may be rejected by the bidder.  Allegations of non-competitive DBE quotes must be documented and verifiable.  A DBE quote that is more than 10 percent higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service.  Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation.  Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote.  This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding.  Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding.  Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and your subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration.  Under the provisions of 49 CFR, part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration.  Such an opportunity must be exercised by the bidder within 3 calendar days of notification it has failed to meet the requirements of this subsection.  As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The decision on reconsideration will be made by the DBE Liaison Officer.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so.  If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within four (4) days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder.  The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work.  Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section.  CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function.  In order for the CUF work of the DBE to be credited toward the goal, you will ensure that all of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking.  The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm.  A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker.  (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by you to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section.  Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment.  Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department.  The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry).  Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of your operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- All subcontract work, with the exception of truck hauling, will be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

- The DBE will control all business administration, accounting, billing, and payment transactions.  The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE.  Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of you, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal.  The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF.  Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to you, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE.  Under no circumstances shall you take any action against the DBE firm until the Engineer has made a final determination.  The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE.  In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, immediately notify the Engineer of the default and the circumstances surrounding the default.

Take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work.  In the event that you cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	You were not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of you; and

- You are unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

- The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that cannot be replaced.

120-4.01 METHOD OF MEASUREMENT.  The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer.  The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100 percent of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100 percent of the monies actually paid to the DBE under the subcontract for creditable work and materials.  This shall include DBE trucking firms certified as a subcontractor and not a broker.  Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100 percent of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60 percent of its value.  The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5 percent of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5 percent of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5 percent of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department.  The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT.  Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If you fail to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work.  If you fail to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work.  Unsatisfactory work may result in disqualification of you from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06.  (11/17/00)S33

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-3.01 GENERAL.  Add the following:  Clearing shall not be performed between April 15 and July 15.

201-4.01 METHOD OF MEASUREMENT.  Replace item 1. with the following:

1.	Acre.  The area acceptably cleared and/or grubbed, measured horizontally.  Only areas shown on the Plans or staked for clearing and/or grubbing will be measured.

Existing roadways, lakes, ponds, stream beds, or other areas not covered by trees or brush will not be included for measurement.  Other areas that do not require clearing and/or grubbing will be so staked.  (01/27/03)R270USC02

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

#### Special Provisions

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS, AND CURBS.  Add the following:  Except where indicated otherwise in the Plans, pavement removed may be used for embankment construction if it is not exposed at the completed embankment surface.  The maximum allowable dimension of the broken asphalt pieces is 6 inches.

Obtain a solid waste disposal permit from DEC or use a site previously approved by DEC for disposal of removed asphalt if not using it in the embankment.  A DEC permitting officer in Anchorage may be contacted at (907) 269-7590.  (03/29/01)R84USC

202-5.01 BASIS OF PAYMENT.  Add the following:  The creek banks shall be reshaped after removing the bridge and abutments at Mayflower Creek MP 24.5 of the Chiniak Highway.  Work required to reshape the creek banks will be subsidiary to Item 202(1), Removal of Structures and Obstructions.

Add the following:  Removal of existing pavement and asphalt treated base course on Chiniak Highway between Station 5+00 and Station 19+54.9 will be paid under Item 202(2), Removal of Pavement.  No adjustment will be made for variation in thickness of the asphalt pavement and ATBC layers.

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-3.01 GENERAL.  Add the following to the last paragraph:  Before obliterating the existing roadway, remove the existing pavement and base course, and process and place according to Subsection 301-3.01, Placing.  (11/05/02)R177USC02

Add the following:  Ditch linear grading and special ditching shall consist of the final shaping of designated ditches and slopes for drainage by grading with a small dozer, motor grader, other suitable means approved by the Engineer.  (09/01/89)R20

203-3.03 EMBANKMENT CONSTRUCTION.  Delete the first sentence of the tenth paragraph and substitute the following:  Place roadway embankment of earth materials in horizontal layers not exceeding 8 inches in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by 1 foot and transversely by 10 feet.

Where the Plans call for placement of selected material and excavation is required, the existing material may be left in place at the Engineer’s discretion if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104, Scope of Work.  (11/05/02)R23USC02

203-3.04 COMPACTION WITH MOISTURE AND DENSITY CONTROL.  Delete this Subsection in its entirety and substitute the following:  Construct embankments with moisture and density control from specified materials placed and compacted at approximately their optimum moisture content.  Dry or moisten material as required.

Compact embankment material to not less than 95 percent of the maximum dry density as determined by WAQTC FOP FOR AASHTO T 99/T 180/WAQTC TM 9, or ATM T-12.  The Engineer will determine in-place field densities using WAQTC TM 7 and WAQTC FOP for AASHTO T 224.

The Engineer will determine the maximum dry density of free-draining, non-plastic, cohesionless materials with less than 10 percent by weight passing the No. 200 sieve using ATM T-12.  (For some materials it may be necessary to perform both ATM T-12 and WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, in which case the highest maximum dry density is used.)  For materials with greater than 80 percent by weight passing the No. 4 sieve, WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, Method A with the plus No. 4 material removed and treated as oversize will be used.  WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, Method D will be used for materials with greater than 60 percent by weight passing the 3/4 inch sieve with the plus 3/4 inch material removed and treated as oversize.

WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9 will be performed in accordance with Note 7 (the 12 hour stand time may be waived if the sample has not been dried to less than four percentage points below the optimum moisture content) and modified so that the moisture content of each trial is determined from the complete specimen and reported to the nearest 0.1 percent.  Section 13 is modified to include: 13.1.6 Bulk Specific Gravity of the oversize material; 13.1.7 Apparent Specific Gravity of the tested material minus the oversize; and 13.1.8 Zero Air Voids Curve calculated and plotted in accordance with ASTM D 1557, Sections 11.2 and 11.5.  (11/05/02)R193USC02

Add the following Subsection:

203-3.06 FLUFF BLASTING.  Fluff blasting shall consist of drilling and shooting the rock area to a depth of at least 3-feet beneath the bottom of profile grade as shown on the Plans, resulting in a fractured or broken rock foundation.  It is anticipated that, in comparison with production blasting, the center to center blast hole spacing will be closer and the powder load in each hole will be restricted to the bottom of the hole to minimize rifling.  This procedure will effectively provide a stable interlock between the embankment material and the foundation material.  This procedure will also facilitate drainage through the foundation material rather than drainage along the bedrock-embankment interface.  The Contractor shall have a backhoe on site and available to enable the Engineer to verify the effectiveness of the fluff blasting.

203-4.01 METHOD OF MEASUREMENT.  Add the following:  Measurement of ditch linear grading, whether flat bottom or "V" ditch, will be measured for payment by the linear foot along the center of the ditch for each ditch so designated, constructed and accepted by the Engineer.

Add the following:

9.	Item 203(11A).  By the area drilled and blasted.

203-5.01 BASIS OF PAYMENT.  Add the following:  Payment for ditch linear grading will be full compensation for furnishing all equipment, labor, tools and incidentals to provide the preparation, excavation and shaping necessary to complete the work.  (09/01/89)R20

Add the following:  The disposal of material generated from ditch linear grading is subsidiary to Item 203(27), Ditch Linear Grading and no separate payment shall be made.

Add the following:  Removal of existing riprap at Pasagshak Road MP 2.9 will be paid for under Item 203(3), Unclassified Excavation.

Add the following:  Item 203(36).  By the linear foot of the special ditch excavated and constructed as shown on the Plans.  The disposal of material generated from construction the special ditch is subsidiary to Item 203(36), Special Ditch and no separate payment shall be made.

Add the following pay items:

| Pay Item | Pay Unit |
| --- | --- |
| 203(11A) Fluff Blasting | Square Yard |
| 203(27) Ditch Linear Grading | Linear Foot |
| 203(36) Special Ditch | Linear Foot |

SECTION 205

EXCAVATION, BACKFILL, AND FOUNDATION

FILL FOR STRUCTURES

# Special Provisions

205-3.03 BACKFILL.  Add the following:  Backfill placed within 1 foot of a structural unit shall be graded to pass the 3-inch sieve.

205-4.01 METHOD OF MEASUREMENT.  Delete item 3.  Porous Backfill Material and replace with the following:

3.  Porous Backfill Material.  Section 109 by weight and accepted in final position.

205-5.01 BASIS OF PAYMENT.  Add the following:  Grading of material used within 1 foot of structural units will be subsidiary to Item 203(6A) Borrow, Type A.  (07/24/95)R154USC

Delete Item 205(4) and substitute the following:

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 205(4) Porous Backfill Material | Ton |

SECTION 301

AGGREGATE BASE AND SURFACE COURSE

## Special Provisions

301-2.01 MATERIALS.  Add the following after the first sentence:  If no gradation type is specified in the bid schedule the base course material gradation shall conform to the requirements for Grading D-1.  (11/05/02)R116USC02

Recycled asphalt material (RAM) may be substituted for aggregate base course, inch for inch, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 1.5-inch sieve and 95 to 100 percent by weight passing the 1-inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| # Sieve | Percent Passing by Weight |
| --- | --- |
| 1 inch | 100 |
| 3/4 inch | 70-100 |
| 3/8 inch | 42-90 |
| No. 4 | 28-78 |
| No. 16 | 11-54 |
| No. 50 | 5-34 |
| No. 100 | 3-22 |
| No. 200 | 2-12 |

3.	The asphalt content shall be 2.5 to 5 percent by weight of the RAM.

301-3.01 PLACING.  Add the following:  All existing pavement and asphalt treated base course on the existing Chiniak Highway between Station 5+00 and Station 19+54.9 shall be removed and processed to create RAM conforming to the requirements of Subsection 301-2.01.  This material shall be used as aggregate base course on the realigned segment of the Chiniak Highway between Station 5+00 and Station 19+54.9 or if there is excess RAM, use as aggregate base course on the section of Chiniak Highway contiguous with the end of existing pavement at Station 3218+49.

301-3.03 SHAPING AND COMPACTION.  Add the following:  If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of six (6) passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 80 psi (± 5 psi), and the roller shall have a minimum operating weight per tire of 3,000 pounds.

301-5.01 BASIS OF PAYMENT.  Add the following:  If recycled asphalt material is substituted for aggregate base course, it will be paid for as Item 301(1), Aggregate Base Course at the unit price shown on the bid schedule for that item.  (11/05/02)R176USC02

Removal of pavement and asphalt treated base course between Station 5+00 and Station 19+54.9 shall be paid for under Item 202(2), Removal of Pavement.

SECTION 303

RECONDITIONING

Special Provisions

303-1.01 DESCRIPTION.  Add the following:  This work also consists of all excavation and shaping required to reconstruct superelevations to grade as determined by the Engineer.  Additional excavation, beyond the depth shown on the Plans, may be required in order to reduce the superelevation rate to the proposed rate.

This work shall also include the removal and disposal of material and debris on the embankment as indicated on the Plans or as directed by the Engineer.

303-3.01 CONSTRUCTION REQUIREMENTS.  Delete the first sentence.

Delete the second sentence and replace with the following:  Clean and recondition the ditches and backslopes and shape the shoulders as shown on the Plans.

Add the following Subsection:

303-3.02 REMOVAL OF SHOULDER BERM.  Remove and dispose of granular and organic material or other debris impeding drainage under guardrail according to Subsection 203-3.01.  Remove debris to match existing slope of the roadway.  Do not damage guardrail while cleaning.  Conform finish grade to that shown on the Plans.  The Contractor shall keep the removed material out of any water bodies or wetland areas.

303-5.01 BASIS OF PAYMENT.  Add the following:

Work required to reconstruct superelevations as detailed in Subsection 303-1.01 will not be measured for payment but shall be subsidiary to Item 303(2), Reconditioning.

Work required to remove debris from the embankment as detailed in Subsection 303-3.02 will not be measured for payment but shall be subsidiary to Item 303(2), Reconditioning.

The disposal of material generated from reconditioning is subsidiary to Item 303(2), Reconditioning and no separate payment shall be made.

Selected Material, Type A required to reconstruct superelevations will be paid for as required in Section 203.  (11/05/02)R254M98

SECTION 308

CRUSHED ASPHALT BASE COURSE

# Special Provisions

308-1.01 DESCRIPTION.  Replace this Subsection with the following:  The work consists of pulverizing the existing asphalt and base course to the depth shown on the Plans.  The mixture is then shaped as shown on the Plans.

308-3.01 PULVERIZING AND MIXING.  Replace the first sentence with the following:  Crush or process the existing asphalt pavement and base course so 100 percent by weight passes the 2-inch sieve and 95-100 percent by weight passes the 1-1/2 inch sieve.

SECTION 401

ASPHALT CONCRETE PAVEMENT

# Special Provisions

401-1.01 DESCRIPTION.  Add the following:  Furnish and place mix at a minimum production rate of 200 tons per hour.  This work also includes applying joint adhesive and installing a leveling course on bridge decks.

401-2.01 COMPOSITION ON MIXTURE – JOB MIX DESIGN.  Table 401-1, Voids in Mineral Aggregate (VMA), %, min., Change Type III to Type III, IV.

Add the following:  Asphalt Content, min.   5.2% (for Class A and Class B).

Add the following:  The asphalt concrete used as leveling course will be accepted for payment based on the Engineer’s approval of a Job Mix Design and the placement and compaction of the asphalt concrete according to Section 508.

401-2.02 AGGREGATES.  Change the first sentence to read:  Use a minimum of three stockpiles for crushed aggregate (coarse, intermediate, and fine.).  Place blend material, if any, in a fourth pile.

401-2.03 Asphalt CEMENT.  Delete the second paragraph and substitute the following.  Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping.  Storage tanks used for the batch shall be noted on the test report.  Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project.  A printed weight ticket of anti-strip shall be included with the asphalt cement delivery ticket.  The location where anti-strip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

Manufacturer’s certificate of compliance, Subsection 106-1.05.

Conformance test results of the batch, Section 702.

Manufacturer shall also certify:

Date and Time of loading.

Batch number and storage tank.

Type, grade, temperature, and quantity of materials loaded.

Type and percent of anti-strip added.

401-2.05 PROCESS QUALITY CONTROL.  Modify the first sentence of the last paragraph to read:  Submit a paving and plant control plan at the prepaving meeting demonstrating a minimum production rate of 200 tons per hour.  The prepaving meeting shall be held a minimum of 5 working days before initiating paving operation.

401-3.03 ASPHALT MIXING PLANT.  Add the following to the end of the second paragraph.  Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3-way valve), to sample asphalt cement.

401-3.13 COMPACTION.  Delete the third paragraph and substitute the following:  Acceptance testing for density will be determined by WAQTC FOP for AASHTO T 166/T 275 except that a 6 inch diameter core is required.  (Acceptance testing for density of leveling course or temporary pavement will not be required.)

401-3.14 Joints.  Delete the last paragraph and substitute the following:  Minimize the number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.

Remove to full depth improperly formed joints resulting in surface irregularities.  Replace with new, and thoroughly compact.

Precut all pavement removal to a neat line with a power saw or by other approved method.

Form transverse joints by saw-cutting back on the previous run to expose the full depth of the course or use a removable bulkhead.  Skew transverse joints between 15-25 degrees.

Offset the longitudinal joints in one layer from the joint in the layer immediately below by at least 6 inches.  Align the joints of the top layer at the centerline or lane lines.  Where preformed marking tape striping is required, offset the longitudinal joint in the top layer not more than 6 inches from the edge of the stripe.

Apply 1/8-inch thick band of Crafco 34524 Joint Adhesive or approved equal to the surface of the unconfined edge of the first paving pass prior to placing the adjoining mat.  Apply the joint adhesive according to manufacturer’s recommendations.

The top layer of asphalt concrete pavement, the minimum specification limit for longitudinal joint density will be 91 percent MSG of the panel completing the joint.  Cut one 6-inch diameter core centered on the longitudinal joint at each location the panel completing the joint is cored for acceptance density testing.  Density will be determined in accordance with WAQTC FOP for AASHTO T 166/T 275.

If the average joint density for any lot is less than 91 percent MSG, seal the pavement surface 12 inches on each side of all the longitudinal joints ***DELETE*** while the pavement is clean, free of moisture, and before traffic marking with GSB-78 (from Asphalt Systems) or approved equal. ***DELETE***

Standard Modification

Delete the heading of Subsection 401-3.15 and substitute the following:

401-3.15 SURFACE REQUIREMENTS AND TOLERANCE.  The finished surface of asphalt concrete paving shall match dimensions shown on the Plans for horizontal alignment and width, profile grade and elevation, crown slope, and paving thickness.  Water shall drain without puddles, across the pavement surface.  The surface shall be of uniform texture and without ridges, humps, depressions, and roller marks.  The surface shall be free of raveling, cracking, tearing, rutting, asphalt cement bleeding, and aggregate segregation.  The asphalt concrete mixture shall be free of foreign material, uncoated aggregate and oversize aggregate.

Any finished surface area that does not meet the requirements of this subsection is deemed unacceptable according to subsection 105-1.11.  The Engineer will determine whether the unacceptable asphalt concrete mixture shall either be corrected, or removed and replaced.  Submit correction methods to the Engineer for approval prior to correction work commencing.  (07/03/03)E02

401-3.16 PATCHING DEFECTIVE AREAS.  Add the following:  All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01 METHOD OF MEASUREMENT.  Add the following:

Longitudinal Joint.  By the linear foot of longitudinal asphalt joints in the top pavement surface.

Joint Density.  By the linear foot of longitudinal asphalt joints in the top pavement surface and the calculated joint density.  (07/03/03)S92

Standard Modification

401-4.02 ACCEPTANCE SAMPLING AND TESTING.  Delete fifth and sixth paragraph and replace with the following:  For contract quantity of less than 1,500 tons (and for temporary pavement), asphalt concrete pavement will be accepted for payment when the following requirements are met:

1.	The Engineer approves a Job Mix Design.

2.	Asphalt concrete paving mixture complies with approved Job Mix Design.

3.	Final pavement thickness matches plans, and final density matches specifications.

4.	Final pavement surface meets requirements of Subsection 401-3.15.

The Engineer reserves the right to perform any testing required in order to determine acceptance.  If calibrated test equipment is not available, asphalt content of the mix may be determined by extraction in accordance with AASHTO T 164.  When testing is required in order to determine acceptance, at least two tests shall be taken for each approved mix design.

If asphalt concrete pavement fails to meet the requirements of this subsection, the Engineer may determine a price reduction for asphalt as per Subsection 105-1.03; or the Engineer may direct you either to correct, or to remove and replace the unacceptable area as per Subsection 105-1.11.  (07/03/03)E02

Special Provisions

Delete item 1. Asphalt Cement Content. and replace with the following:

1.	Asphalt Cement Content.  Samples taken for the determination of asphalt cement content will be taken at the end of the auger, or from behind the screed prior to compaction, or from the truck bed at the plant.  Asphalt cement content will be determined in accordance with WAQTC TM 4, or WAQTC FOP for AASHTO TP 53 with the exception that the moisture content will be determined in accordance with WAQTC TM 6.

The Contractor shall sample asphalt cement from the asphalt cement supply line when requested, witnessed by the Engineer’s representative.  After purging residual asphalt from the sampling valve, take 3 one-quart samples (Department’s acceptance and referee samples, and Contractor’s retest sample).

Delete sub-items a. and b. of item 2. Aggregate Gradation. and replace with the following:

a.	Drum Mix Plants.  Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a sampling device, the stopped conveyor belt, or from asphalt concrete mixture samples taken from the same location as samples for the determination of asphalt cement content.  The aggregate gradation for samples from the conveyor system will be determined in accordance with WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, or cores, the gradation will be determined in accordance with WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO TP 53) has burned off the asphalt cement.

Maintain cold-feed conveyor sampling devices diverting aggregate from the full width of the conveyor system to provide a representative sample of the aggregate incorporated into the asphalt concrete mixture.

b.	Batch Plants.  Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates.  The dry batched aggregate gradation will be determined in accordance with WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, the gradation will be determined in accordance with WAQTC FOP for AASHTO T 30 from aggregate remaining after the ignition oven (WAQTC FOP for AASHTO TP 53) has burned off the asphalt cement.

Delete item 3. Density. and substitute the following:

3.	Density.  Within 24 hours of final rolling, neatly cut core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the core while removing.  Do not cut core samples from bridge decks.  One (1) 6-inch diameter core is required for acceptance density testing only.  Acceptance density testing will be in accordance with WAQTC FOP for AASHTO T 166/T 275.

Failure to cut core samples for acceptance testing within the specified period will result in a deduction of $100 per sample per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

Backfill and compact all voids left by sampling with new asphalt concrete mixture within 24 hours of sampling.  Failure to backfill voids left by sampling in the specified period will result in a deduction of $100 per hole per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  Delete second to last paragraph and replace with:  PAB = Price Adjustment Base = $51.50 per Ton.

Add the following after Table 401-2:  Tolerance for #200 sieve shall not exceed the Broad Band Gradations listed in Table 703-3.

Add the following:  Asphalt cement shall be randomly sampled and tested at a frequency of one sample taken for every 200 tons used.  No sampling and testing is required for projects having less than 100 tons of asphalt cement, but will be accepted based on shipping certification and supplier test results.  If the last project sample increment is less than 100 tons, it shall not be sampled and tested; but the asphalt quantity will be added to that of previous sample for pay evaluation.  If the last project sample increment is over 100 tons, it shall be sampled, tested, and evaluated separately.  Price adjustments for each sample will be assessed according to the Asphalt Binder Pay Reduction Table 401-4.

TABLE 401-4

ASPHALT CEMENT PAY REDUCTION

(Use the single, highest pay reduction factor)

|  |  | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Specification | 0 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.1 | 0.25 | Reject or Engr Eval. |
| Tests On Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | < 3 Pa-s | < 3 |  | > 3 |  |  |  |  |  |  |
| Dynamic Shear | > 1.00 kPa | 1.00 to 1.11 |  | 0.99 to 0.88 |  |  |  | 0.87 to 0.71 | 0.70 to 0.50 | < 0.50 |
| Tests On RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | < 1.00 % | < 1.00 % |  | 1.001 to 1.092 |  |  |  | 1.093 to 1.184 | 1.185 to 1.276 | > 1.276 |
| Dynamic Shear | > 2.20 kPa | > 2.20 kPa |  | 2.199 to 1.816 |  |  |  | 1.815 to 1.432 | 1.431 to 1.048 | < 1.048 |
| Tests On PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | < 5000 kPa | < 5000 kPa |  | 5001 to 5289 |  |  |  | 5290 to 5578 | 5579 to 5867 | > 5867 |
| Creep Stiffness, S | < 300 MPa | < 300 MPa |  | 301 to 338 |  |  |  | 339 to 388 | 389 to 450 | > 450 |
| Creep Stiffness, m-value | > 0.300 | > 0.300 |  | 0.299 to 0.287 |  |  |  | 0.286 to 0.274 | 0.273 to 0.261 | < 0.261 |
| Direct Tension | > 1.0 % | > 1.0 % |  | 0.99 to 0.86 |  |  |  | 0.85 to 0.71 | 0.70 to 0.56 | < 0.56 |
| Tests on Original Binder |  |  |  |  |  |  |  |  |  |  |
| Toughness, in-lbs | > 110 | >93.5 | 90.0-93.4 | 85.0-89.9 | 80.0-84.9 | 75.0-79.9 | 70.0-74.9 |  |  | < 70.0 |
| Tenacity, in-lbs | > 75 | >63.8 | 61.0-63.7 | 58.0-60.9 | 55.0-57.9 | 52.0-54.9 | 48.0-51.9 |  |  | < 48.0 |

# Asphalt Cement Price Adjustment for each sample = 5 x PAB x Qty x PRF

PAB = Price Adjustment Base

Qty = quantity of asphalt cement represented by asphalt cement sample

PRF = Pay Reduction Factor from Table 401-4

The total asphalt cement price adjustment is the sum of the sample price adjustments and is applied to Item 401(6), Asphalt Price Adjustment.

Asphalt Binder Appeal Procedure.  Once notified of a failing asphalt cement sample, the Contractor has 21 days to issue a written appeal of the test results.  The appeal must be accompanied by all of the Contactor’s quality control test results and test results of a sample tested by an AASHTO accredited asphalt laboratory (accredited in the test procedure in question).  The Engineer will review these test results provided by the Contractor and using ASTM D3244 determine a test value upon which to base a price reduction.

If the Contractor challenges the Engineer’s decision, then the referee sample held by the Department will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  This test result will be incorporated into the ASTM D3244 procedure to determine a test value upon which to base a price reduction.  The Contractor shall pay for this testing if the sample fails.

401-4.05 ***DELETE*** EVALUATION OF LONGITUDINAL JOINT DENSITY.

Longitudinal joint density price adjustments apply when asphalt concrete mixture quantities are equal to or greater than 1,500 tons.  A price adjustment will be based on the average of all the joint densities on a project and determined as follows:

1.  If project average joint density is greater than 91 % MSG, apply the following disincentive:

Deduct = ($1.00 per lineal foot) x (lineal feet of paved joint for the entire project) x (91 % – Project Average Joint Density %) x 100

(Note: convert % to decimals in this equation)

2.  If project average joint density is greater than 91 % MSG apply the following incentive:

Add = ($1.00 per lineal foot) x (lineal feet of paved joint for the entire project) x (Project Average Joint Density % – 91 %) x 100

(Note: convert % to decimals in this equation)

The longitudinal joint price adjustment will be included in Item 401(6), Asphalt Price Adjustment.

Standard Modification

401-5.01 BASIS OF PAYMENT.  Fourth paragraph, Item 1 delete “5000” and replace with:  1500.

(07/03/03)E02

Add the following:  Payment for furnishing and installing joint adhesive and sealing the pavement adjacent to the joints will be paid as Item 401(9), Longitudinal Joint Adhesive and Sealing.

The anti-stripping additive and asphalt cement required for leveling course shall be subsidiary to Item 401(9D) Asphalt Concrete, Type IV; Class B (includes oil).

Add the following pay items:

| Pay Item | Pay Unit |
| --- | --- |
| 401(9) Longitudinal Joint Adhesive and Sealing | Linear Foot |
| 401(9D) Asphalt Concrete, Type IV; Class B (includes oil) | Lump Sum |

# SECTION 501

STRUCTURAL CONCRETE

# Special Provisions

501-1.01 DESCRIPTION.  Add the following:  This work also includes installing pipe collars in the headwalls at Kalsin Pond as shown on the Plans.

501-2.01 MATERIALS.  Add the following:

Reinforcing Steel		Section 503

Hook Bolts			Section 716 (Use galvanized high-strength bolts)

Structural Steel		ASTM A709, Grade 36

501-3.01 PROPORTIONING.  Under 1.  Contractor Mix Design., delete the first sentence of the second paragraph and substitute the following:  Submit a mix design developed according to ACI 211 and ACI 301, Section 4 to the Engineer for approval.  (11/05/02)R37USC02

501-3.11 PRECAST CONCRETE MEMBERS.  Add the following:  Class A concrete shall used if the Contractor chooses to precast any of the headwalls in the project.  The Class A concrete will be measured and paid for as Item 501(3), Class W Concrete.

501-5.01 BASIS OF PAYMENT.  Delete the first sentence and substitute the following:  The quantities of reinforcing steel, pipe collars, hook bolts, and other contract items included in the cast-in-place structures will be subsidiary to Item 501(3), Class W Concrete.

SECTION 506

TIMBER STRUCTURES

Special Provisions

506-3.02 TREATED TIMBER.  Add the following paragraph:  Contain, collect, and dispose of all timber waste material according to AWPA.

SECTION 507

BRIDGE RAILING

Special Provisions

507-1.01 DESCRIPTION.  Add the following:  This work shall also consist of the installation of balustrade railing.

507-2.01 MATERIALS.  Replace Steel Railing with the following:

Steel and Balustrade Railing		Section 722, Steel Pipe ASTM A 53 Grade B

Use high-strength anchor and hook bolts.

507-3.01 CONSTRUCTION REQUIREMENTS.  Replace the title of item 2 with the following:  Steel and Balustrade

Add the following to item 2:  Place non-shrink grout between the post base plate and the top of the retaining wall.

507-4.01 METHOD OF MEASUREMENT.  Add the following:  Balustrade railing will be measured by the foot from out to out of the end posts.

507-5.01 BASIS OF PAYMENT.  Add the following:  Payment for Item 507(9), Balustrade Railing will be full compensation for labor, equipment, and materials required for installation, complete and in place.  (02/07/00)R40USC

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 507(9) Balustrade Railing | Linear Foot |

SECTION 508

WATERPROOFING MEMBRANE

# Special Provisions

508-1.01 DESCRIPTION.  Add the following:  Remove the existing asphalt pavement surface and membrane waterproofing on the following bridges:

| Bridge No. | Waterbody |
| --- | --- |
| 0291 | Kalsin Creek |
| 0287 | Olds River |
| 0286 | Deadman Creek |
| 0386 | Felton Creek |
| 0284 | American River |
| 0385 | Salt Creek |
| 0470 | Bear Creek |
| 0987 | Buskin River |

CONSTRUCTION REQUIREMENTS

508-3.01 APPLICATION OF MEMBRANE WATERPROOFING.  Replace the last sentence of the first paragraph with the following:

Achieve the following results:

a.	Complete bond between the leveling course and the concrete bridge deck.

b.	Complete bond between the membrane and the leveling course.

c.	Unbroken waterproof membrane in place between the leveling course and the asphalt overlay.

d.	Complete bond between the membrane and the asphalt overlay.

Replace item 2. with the following:

2. 	Remove Existing Asphalt and Membrane Waterproofing.  Before applying membrane:

a.	Remove existing asphalt concrete down to the base concrete bridge deck.

b.	Do not employ removal methods that damage the concrete deck.

c.	Do not use a mechanical milling machine such as a reclaimer or planer.

d.	Prevent foreign material from entering stream.

Replace item 4. with the following:

4. 	Sequencing of the Membrane.  When placing or overlaying membrane, observe the following:

a.	Apply tack coat to prepared concrete deck.

b.	Place 1-inch thick leveling course of Asphalt Concrete Type IV, Class B over deck tack coat.

c.	Place the membrane over 1-inch leveling course.

d.	Place Asphalt Concrete Type II; Class B over membrane as shown.

Add the following:

5. 	Overlaying and Protection of Membrane. When placing or overlaying membrane, observe the following:

a.	Place membrane according to manufacturers recommendations and item 3 of this subsection.

b.	Allow the membrane to cure enough to prevent damage.

c.	Place the asphalt surface course without membrane damage from paving equipment.

d.	Do not operate vehicles over placed membrane, except for the asphalt paver and trucks containing asphalt mix.

e.	Use only rubber-tired or rubber-tracked paving machines over the membrane.

f.	Use only steel-wheeled rollers to compact the asphalt paving on the bridge decks.

g.	Do not use vibratory rollers with vibrator turned on.

508-5.01 BASIS OF PAYMENT.  Replace the last sentence with the following:  Asphalt Concrete, Type IV; Class B used as a leveling course will be paid for under Section 401.

Removal of existing pavement and waterproofing membrane will be subsidiary to Item 508(1), Waterproofing Membrane.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 508(1) Waterproofing Membrane | Lump Sum |

# SECTION 602

# STRUCTURAL PLATE PIPE

Special Provisions

602-1.01 DESCRIPTION.  This work shall also include installing baffles inside the structural plate pipe arch at Mile 24.1 as shown on the Plans.

602-2.01 MATERIALS.  Add the following:  Materials and fabrication for baffles shall conform to Section 504.

602-3.01 CONSTRUCTION REQUIREMENTS.  Add the following to the first paragraph:  Verify controlling field dimensions before ordering or fabricating material.

602-5.01 BASIS OF PAYMENT.  Furnishing, fabricating, installing, and watertight sealing the baffles will be subsidiary to Item 602(2A) and no separate payment will be made.

# SECTION 603

CULVERTS AND STORM DRAINS

# Special Provisions

603-1.01 DESCRIPTION.  Add the following:  This work shall also consist of installing culvert marker posts.

603-2.01 MATERIALS.  Replace the second paragraph with the following:  When Item 603(17-), Pipe, is listed in the bid schedule, furnish Corrugated Steel Pipe (CSP), Corrugated Aluminum Pipe, or Reinforced Concrete Pipe.  Furnish Corrugated Polyethylene Pipe only at those locations indicated in the Plans.  End sections for pipe must be of the same material as the pipe.

Add the following:  Culvert marker posts shall meet the requirements of Subsection 730-2.05, Flexible Delineator Posts.  The color shall be blue with no other markings.  The 2.5-inch by 6-foot post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9 inches.

Add the following subsection:

603-3.04 CULVERT MARKER POSTS.  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  Forty-two (42) inches of post shall remain above the ground after driving.

603-4.01 METHOD OF MEASUREMENT.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01 BASIS OF PAYMENT.  Add the following:  Culvert marker posts will not be paid for directly but will be subsidiary to pipe items.  (08/27/03)R42USC

# SECTION 604

# MANHOLES AND INLETS

Special Provisions

604-3.01 CONSTRUCTION REQUIREMENTS.  Add the following after the third sentence:  Any proposed access manhole that falls within a concrete sidewalk or asphalt pathway must have a lid with a rough cobbled grit surface or be specifically designed to hold a minimum of 1-inch of concrete or asphalt, as applicable.

Under the heading “Reconstruct existing manhole by using one or more of the following methods,” add the following:

Remove and dispose of the existing reducing slab and adjustment rings and install a new cover slab.

Add the following:  Notify the Engineer a minimum of five (5) days prior to removing the frame and grate.  The Engineer will notify ADOT&PF M&O (907-487-4952) and have an M&O representative physically identify frames and grates to be salvaged.  Deliver frames and grates designated to be salvaged to the ADOT&PF M&O yard located in Kodiak.  All frames and grates not designated for salvage by DOT&PF M&O shall become the Contractor’s property.

When installing new pipe in an existing manhole, cleanly cut a hole by approved means at the invert elevation given on the plans and 2 inches larger than the outside diameter of the new pipe.  Then, grout joint with non-shrinking cement mortar.

All curb inlet structures shall have a 3-inch formed hole approximately 2 feet below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation.  Keep the openings functional.  This may require temporary dikes, RMC extensions, etc., as necessary.  Fill these holes with grout upon final paving.

Cast standard drainage structure steps during structure pour or install them before concrete hardens.

604-4.01 METHOD OF MEASUREMENT.  Add the following:  Frames, grates, and lids will not be measured for payment.

604-5.01 BASIS OF PAYMENT.  Add the following:  Frames, grates, and lids are subsidiary to the drainage structure.  (09/11/03)R43USC02

# SECTION 605

# UNDERDRAINS

Special Provisions

# 605-5.01 BASIS OF PAYMENT.  Delete the first sentence and substitute the following:  When Item 605(5) is not listed in the bid schedule, porous backfill material is subsidiary.  Item 205(4), Porous Backfill Material will not be used for payment towards Item 605(3).

# SECTION 606

GUARDRAIL

# Special Provisions

606-1.01 DESCRIPTION.  Add the following:  This work consists of stacking, banding, securing salvaged guardrail to pallets and delivering the palletized guardrail to the ADOT&PF maintenance facilities in Kodiak.  Use steel or aluminum bands that are designed specifically for securing palletized loads.

Paving shall be complete and accepted on the adjacent segment of road before guardrail is installed.

606-2.01 MATERIALS.  Delete “Flexible Markers” in its entirety and substitute the following:

Flexible Markers.  Use flexible markers with an over all length of 72 inches.  The marker shaft shall have a coil spring at the bottom and a flag at the top.  Markers shall be supplied with two (2) white reflective surfaces, one facing each direction of traffic.  Each surface shall be no less than 21 square inches in area.  The shaft and spring shall be one piece and made from galvanized spring steel.  The flexible marker shall have an orange HDPE flag which provides approximately 20 square inches of surface area.  Use stainless or galvanized steel attaching hardware.  The following is an example of an acceptable flexible marker:

Model:	FF2

Manufacturer:	Nordic Fiberglass, Inc.

P.O. Box 27

Highway 75 South

Warren, MN 56762

Phone:	(218) 745-5095

Fax:	(218) 745-4990

E-mail:	www.nordicfiberglass.com

If using another brand, submit specifications to the Engineer for approval prior to ordering the markers.

606-3.01 GENERAL.  Add the following:  Each new run of guardrail, including end-terminals, shall be completed within fourteen (14) calendar days from the time the first post is installed in that run.

606-3.02 POSTS.  Delete the first two numbered items in this Subsection and substitute the following:

1.	Exclusive of end treatments, use one type of post and block for each run of guardrail.  (10/17/02)R45aUSC

Delete the third paragraph titled “Set Posts as follows” and the numbered items below the third paragraph in that subsection, and replace with the following:

Set posts as follows:

- Set posts plumb, in the location and to the depth shown on the Plans or Standard Drawings.

- Choose an installation method that does not damage the post, adjacent pavement, structures, utility conduits, and final slopes.  Repair all damage to the satisfaction of the Engineer, or replace the damaged item, as per Subsection 105-1.11.  Backfill post holes within the same shift.

- Set wood or steel posts in dug, drilled, or pre-punched holes.  Steel posts may also be set by ramming or driving if:

a.	The embankment aggregate is no larger than six inches; and

- If the posts are not damaged during installation.

- Backfill and compact around posts with acceptable material, to firmly support the post laterally and vertically.  Compact under and around posts to the Engineer’s satisfaction.

4.	In solid rock or in broken rock embankment, construct holes for posts, no ramming or driving in the rock will be allowed.  (07/03/03)E03

***DELETE***

606-3.07 REMOVAL AND DISPOSAL OF EXISTING GUARDRAIL.  Delete the last sentence and substitute the following:  Notify the Engineer, five (5) days prior to removing guardrail for disposal.  At that time, the Engineer will physically identify portions of guardrail to be salvaged.  Stack, band, and secure guardrail and associated hardware so designated on pallets.  Deliver the pallets to the ADOT&PF maintenance yard (1500 Anton Larson Road) in Kodiak.  Remaining items removed become the Contractor’s property.  ***DELETE***  Guardrail removed and replaced with new guardrail shall have the entire new run installed, including end-terminals, within fourteen (14) calendar days after removal.  Guardrail located within 50-feet of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed.

Add the following Subsections:

606-3.09 FLEXIBLE MARKERS.  For each terminal, a flexible marker shall be attached to the post closest to the ET-2000 head.  The flexible markers shall be installed so that 48 inches of the marker extends above the top of the post to which the marker is attached.  The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer.  This item will be paid for subsidiary to Item 606(1), W-Beam Guardrail.

606-3.10 LENGTH OF NEED VERIFICATION.  After shaping the slopes and staking all proposed guardrail locations, notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer before installation.  The Engineer may determine additional guardrail is necessary and the Contractor shall comply without delay.  (10/17/02)R45aUSC

606-3.12 GUARDRAIL INSTALLATION IN BEDROCK.  There are locations in which guardrail must be installed in bedrock.  The exact locations are not known.  Installing guardrail in bedrock will be paid for under Item 606(13), Guardrail Installation in Bedrock.  Work must be approved by the Engineer in advance for payment under Item 606(13); therefore, when bedrock is encountered notify the Engineer before continuing work in bedrock locations.  When approved, pre-drill the postholes in bedrock conditions.

606-4.01 METHOD OF MEASUREMENT.  Add the following:

Guardrail Installation in Bedrock.  Will be measured by each post installed in bedrock.

606-5.01 BASIS OF PAYMENT.  Add the following:  Stacking, banding, palletizing, and delivering the salvaged guardrail to the ADOT&PF maintenance yard is subsidiary to Item 606(6) and no separate payment shall be made.

All guardrail installed will be paid for under Item 606(1).  With prior approval of the Engineer, guardrail posts installed in bedrock will be paid for under Item 606(13) in addition to Item 606(1).  Item 606(13) includes all necessary labor, equipment, and material for the additional requirements of pre-drilling and installing guardrail in bedrock.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 606(13) Guardrail Installation in Bedrock | Each |

SECTION 611

RIPRAP

Special Provisions

611-1.01 DESCRIPTION.  This work shall also consist of installing rock blanket along the Chiniak Highway between Station 5+00 and Station 19+54.91 as shown in the Plans or as directed by the Engineer.

In addition, work will include installing culvert lining material as shown in the Plans.

611-2.01 MATERIALS.

Add the following items:

5.	Culvert Lining Material, Class A will be placed in the anadromous stream culverts at Battery Creek on Anton Larson Bay Road, Creek at Chiniak Highway MP 21.2, and Mayflower Creek at Chiniak Highway MP 24.5 will meet the following requirements:

- 	8-inch maximum size

- 	25-75% passing the 3-inch sieve

	5 to 10% passing the No. 4 sieve

Use round and durable stones.  Percents are by weight passing a given sieve as determined by WAQTC FOP for AASHTO T 27/T 11.

6.	Culvert Lining Material, Class B will be placed in the anadromous stream culvert at Creek at Chiniak Highway MP 24.1 will meet the following requirements:

- 	5-10% weighing up to 1.4 pounds

- 	0-50% weighing up to 25 pounds

- 	0-10% weighing more than 50 pounds

Use evenly graded stones that are hard, angular, and have no more than 50 percent wear at 500 revolutions as determined by AASHTO T96.

611-3.01 CONSTRUCTION REQUIREMENTS.  Add the following:  The Riprap, Class III will be used in the riprap deflectors on the Pasagshak Road MP 0.7 and MP 2.9 sites.

Add the following Subsection:

611-3.02 ROCK BLANKET.  Place the rock to the thickness, height, and length shown on the Plans.  The rock must be hard and angular.  Individual rocks shall be 6-inches to 1-foot in size.

611-4.01 METHOD OF MEASUREMENT.  Add the following:  The Riprap, Class III required for the riprap deflectors will be measured in accordance to Section 109 by weight.

Add the following:  Culvert lining material will be measured by weight.

Add the following:  Rock blanket shall be measured by the square foot along the slope of the surface.

611-5.01 BASIS OF PAYMENT.  Add the following:  The Riprap, Class III required for the riprap deflectors will be paid for as Item 611(2B), Riprap, Class II.

Add the following:  Rock blanket and culvert lining material will be paid for at the contract unit price per unit of measurement completed in place and accepted.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 611(6) Rock Blanket | Square Foot |
| 611(8A) Culvert Lining Material, Class A | Ton |
| 611(8B) Culvert Lining Material, Class B | Ton |

SECTION 615

STANDARD SIGNS

# Special Provisions

615-2.01 MATERIALS.  Under item 1. delete the first sentence and substitute the following:  Unless Shop Drawings have been provided in the Contract, submit shop drawings for all signs that require the use of the Alaska Sign Design Specifications (ASDS), the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual, letter width and spacing charts for approval before fabrication.

Under item 3. delete the first sentence and replace with the following:  Construct sleeve type concrete foundations for all signs.

615-3.01 CONSTRUCTION REQUIREMENTS.  Delete the sixth sentence of the first paragraph of item 7 and substitute the following:

- Notify the Engineer five (5) days prior to beginning sign salvage activities.  At that time, the Engineer will physically identify those signs to be salvaged.  For each sign so designated, disconnect sign post from panel.  The panels shall then be grouped together in a manner to preclude damage.  Posts shall also be grouped together as with hardware in a workmanlike manner.  Deliver sign panels, posts and hardware to the State Maintenance Yard in Kodiak.  Do not deliver salvaged materials until they have been inspected and approved by the Engineer.  Replace all panels, posts and hardware damaged during salvaging or delivery with new panels, posts and hardware at no additional cost to the Department.

Remove and dispose of project signs and/or parts designated for removal and not selected for salvage.

Dispose of foundations from salvaged existing signs in a manner approved of by the Engineer (remove and dispose, abandoned in place, or otherwise dispose of).  If they are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than 12 inches below roadway subgrade or unimproved ground, whichever applies.  All signs and posts at a single installation shall be considered as one unit.

615-3.02 SIGN PLACEMENT AND INSTALLATION.  Add the following:  Do not remove existing signs without authorization from the Engineer.  Do not remove any S1-1, S2-1, S5-1 or S5-2 school zone signs.  Remove all existing curve-warning signs and replace as shown in the Plans.  Install replacement signs the same day the existing signs are removed.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign.  Installation dates shall be written in the format of month/day/year, with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installation.

Standard Modification

615-4.01 METHOD OF MEASUREMENT.  Under “Standard Signs and Object Markers.” in fourth sentence delete:  “Actual areas for signs will be measured, except” and capitalize the remaining portion:  “Octagons and round signs will be measured as rectangles.”  (07/03/03)E04

Add the following to the second paragraph:  Concrete used for sign bases is considered subsidiary to other work under this Section.

Special Provisions

615-5.01 BASIS OF PAYMENT.  Delete the first sentence and substitute the following:  Sign posts, bases, mounting hardware, and concrete used for sign bases are subsidiary.

Add the following:  No separate payment for keeping existing signs in service until they are no longer needed, or temporary relocation of existing signs will be made.  This work is subsidiary to 615 items.

No separate payment for removal of existing sign post foundations or work required to abandon them in place will be made but shall be subsidiary to 615 items.

No separate payment for salvaging activities detailed in Subsection 615-3.01 will be made.  This work will be subsidiary to 615 items.  (11/06/02)R50USC02

SECTION 618

SEEDING

# Special Provisions

618-1.01 DESCRIPTION.  Add the following:  Seed new or disturbed slopes and other areas directed by the Engineer.  Track the soil and apply seed, mulch, fertilizer, and water.  Provide a living ground cover on slopes as soon as possible.

618-2.01 MATERIALS.  Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

618-3.01 SOIL PREPARATION.  Add the following:  Apply seed as detailed in Subsection 618-3.03 immediately after the shaping of the slopes.  Prepare slopes for seed by "walking" a dozer transversely up and down the slopes, or by grading with a scarifying slope board, as determined by the Engineer.  The resultant indentations shall be perpendicular to the fall of the slope.  Rounding the top and bottom of the slopes is acceptable to facilitate tracking and to create a pleasing appearance, but do not disrupt drainage flow lines.

618-3.02 SEEDING SEASONS.  Add the following:  Seeding shall be performed between

May 15 and August 15.

618-3.03 APPLICATION.  Add the following:  Apply seed, mulch and fertilizer as follows per square foot.  Apply seed and mulch in one application if using the hydraulic method.  Apply all fertilizer with the hydraulic method.

| Component | Ingredients | Application Rate (per MSF) |
| --- | --- | --- |
| Seed | Bering Hairgrass (Norcoast) Red Fescue (Arctared) Nortran Tufted Hairgrass | 0.50 lbs. 0.40 lbs. 0.10 lbs. Total = 1.00 lbs |
| Soil Stabilizer Slope ≤ 3:1 Slope >3:1 – 2:1 | Mulch Mulch with tackifier | 46 lbs. 45-58 lbs. |
| Fertilizer | 20-20-10 | 12.0 lbs. |

Do not remove the required tags from the seed bags.

618-3.04 MAINTENANCE OF SEEDED AREAS.  Add the following:  Apply fertilizer thirty (30) days after seeding, or if seeding is done after August 1, between May 1 and May 30 of the following year.

618-4.01 METHOD OF MEASUREMENT.  Add the following:  The amounts of fertilizer, mulch, and water for application used in this work, including any required reseeding, are subsidiary to other 618 items.

618-5.01 BASIS OF PAYMENT.  Add the following after the first paragraph:  Fertilizer, mulch, and water for application, including any required reseeding, will not be paid for directly, but will be subsidiary to seeding.

The work described under Subsection 618-3.01, Soil Preparation will not be paid for directly but will be subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for directly but will be subsidiary to seeding.  (11/06/02)R52USC

SECTION 627

WATER SYSTEM

Special Provisions

627-3.05 VALVE BOXES.  Add the following as the first paragraph:  A pre-inspection shall be performed with the City of Kodiak and the Engineer before beginning construction to determine the condition of the existing valves.  The City of Kodiak, at no cost to the project, will correct any deficiencies found.  When a date for the pre-inspection has been set provide the City of Kodiak a fifteen (15) calendar day written notice.  Contact Mark Kozak at the City of Kodiak, Department of Public Works at (907) 486-8060 to coordinate the actual field work.

Add the following to the third paragraph:  Salvage and reuse the existing valve box and cover if determined to be reusable during the pre-inspection, if the existing valve box is damaged replacement materials will be furnished by the City of Kodiak at no cost.  Valve boxes shall be plumb with the lids 1/4 inch below final grade.

The existing water valve boxes located in gravel roads will require adjustment of 1 foot or more.  For these valve boxes, the Contractor shall remove the existing valve box top sections and replace the existing extension pieces with new extension pieces.  The length of the new extension pieces shall be as per the City of Kodiak’s Typical Valve Box Detail # 600-3.

The existing top sections may be rusted to the existing extension pieces.  If the existing top sections are damaged during removal they shall be replaced with new ones.

The Contractor may make adjustments by slipping 12-inch top sections inside the existing 18-inch top sections if approved by the Engineer.

All components shall be Olympic Foundry Part No. 940.

627-5.01 BASIS OF PAYMENT.  Delete the fourth paragraph and substitute the following:

Excavation, bedding, and backfill required to reconstruct valve boxes are subsidiary to Item 627(13) and no separate payment shall be made.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 627(13) Reconstruct Valve Box | Each |

Delete this Section in its entirety and substitute the following:

SECTION 639

DRIVEWAYS

# Special Provisions

639-1.01 DESCRIPTION.  Construct approaches, residential or commercial driveways at the locations shown in the Plans.

639-2.01 MATERIALS.  Use materials that conform to the standards for the main roadway.

639-3.01 CONSTRUCTION.  Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT.  By the number of driveways and approaches constructed as shown on the Plans or as directed.  Pavement removal and excavation required beyond the limits of the adjacent mainline will be subsidiary.

639-5.01 BASIS OF PAYMENT.  At the contract unit price shown in the bid schedule.  The contract unit price for driveways and approaches shall be full compensation for furnishing equipment and labor necessary to complete the work as specified.

Materials required to construct driveways and approaches will be paid for separately under the respective items listed in the bid schedule.

Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 items.  (05/09/02)R58M98

Payment will be made under:

| ## Pay Item | Pay Unit |
| --- | --- |
| 639(6) Approach | Each |

Delete this Section in its entirety and substitute the following:

SECTION 641

# EROSION, SEDIMENT, AND POLLUTION CONTROL

Standard Modification

641-1.01 DESCRIPTION.  Plan, provide, inspect, and maintain control of erosion, sedimentation, water pollution, and hazardous materials contamination.

641-1.03 DEFINITIONS.

1.	BMP (Best Management Practices).  A wide range of project management practices, schedules, activities, or prohibition of practices, that when used alone or in combination, prevent or reduce erosion, sedimentation, and/or pollution of adjacent water bodies and wetlands.  BMPs include temporary or permanent structural and non-structural devices and practices.  The Department describes common BMPs in its Alaska Storm Water Pollution Prevention Plan Guide, June 1, 2004.

2.	ESCP (Erosion and Sediment Control Plan).  The general plan for control of project-related erosion and sedimentation.  The ESCP normally consists of a general narrative and a map or site plan.  It is developed by the Department and included in the project plans and specifications.  It serves as a resource for bid estimation and a framework from which the Contractor develops the project SWPPP.  The ESCP has been included in Appendix A.

3.	Final Stabilization.  A point in time when all ground-disturbing activities are complete and permanent erosion and sediment controls are established and functional.  The stabilized site is protected from erosive forces of raindrop impact and water flow.  Typically, all unpaved areas except graveled shoulders, crushed aggregate base course, or other areas not covered by permanent structures are protected by either a uniform blanket of perennial vegetation (at least 70 percent cover density) or equivalent permanent stabilization measures such as riprap, gabions, or geotextiles.

4.	HMCP (Hazardous Material Control Plan).  The Contractor's detailed plan for prevention of pollution that stems from the use, containment, cleanup, and disposal of hazardous material, including petroleum products generated by construction activities and equipment.

5.	NOI.  Notice of Intent to commence ground-disturbing activities under the NPDES General Permit.  Use EPA Form 3510-9 (Revised 6/03).

6.	NOT.  Notice of Termination of coverage under the NPDES General Permit.  Use EPA Form 3510-13 (Revised 6/03).

7.	NPDES General Permit.  The Storm Water General Permit for Large and Small Construction Activities, issued by the Environmental Protection Agency (EPA) under the National Pollutant Discharge Elimination System (NPDES).  It requires an approved SWPPP and NOIs listed as active status by the EPA prior to ground-disturbing activities for the project.

8.	SPCC Plan (Spill Prevention, Control, and Countermeasure) Plan.  The Contractor’s detailed plan for oil spill prevention and control measures, that meets the requirements of 40 CFR 112.

9.	SWPPP (Storm Water Pollution Prevention Plan).  The Contractor’s plan for erosion and sediment control and storm water management under the NPDES General Permit.  The SWPPP is developed by the Contractor and describes site-specific controls and management of issues identified for the project.  The approved SWPPP must contain a copy of the Contractor’s signed NOI.

641-1.04 SUBMITTALS.  For all projects that disturb one acre or more of ground submit three copies each of your SWPPP and HMCP to the Engineer for approval.  Submit one copy of your SPCC Plan (if required under Subsection 641-2.03) to the Engineer.  Sign all submittals.  Deliver these documents to the Engineer no less than five calendar days prior to the preconstruction conference.

The Department will review the SWPPP and HMCP submittals within 14 calendar days. Submittals will be returned to you as either requiring modification unless approved by the Department.  Besides a copy of the Contractor’s NOI, the approved SWPPP must contain a certification and be signed by an authorized representative according to the Standard Permit Conditions of the NPDES General Permit Part 8, Appendix G.  You must receive written notification from the Department that your SWPPP has been approved before you submit your original NOI to EPA.  NOIs can be submitted by Certified mail or through EPA’s electronic NOI system (eNOI).

For regular U.S. Mail delivery:			For Overnight/Express mail delivery:

EPA Storm Water Notice Processing Center		EPA Storm Water Notice Processing Center

Mail Code 4203M		Room 7420

U.S. EPA		U.S. EPA

1200 Pennsylvania Avenue, NW		1201 Constitutional Avenue, NW

Washington, D.C.  20460		Washington, D.C.  20004

For electronic mail, the Contractor must register online with EPA at:  http://cfpub.epa.gov/npdes/stormwater/enoi.cfm.  This website has instructions and guidance on how to set up and use the eNOI system.

Whether submitting the NOI electronically or by mail, you may not begin ground-disturbing activities until the Engineer has issued you a written statement that the EPA has listed your NOI and the Department’s NOI as active.

The Department will submit the approved SWPPP to ADEC that will include both the Contractor and Department NOIs.

The active status NOIs, approved SWPPP, approved HMCP, and submitted SPCC Plan (when required) become the basis of the work required for the project’s erosion, sediment, and pollution control.

Once the Department has determined the site has achieved final stabilization, the Engineer will provide written notification to you that your NOT may be submitted to EPA with a copy to the Engineer.  The Department will transmit the Department’s NOT to the EPA.

641-2.01 STORM WATER POLLUTION PREVENTION PLAN (SWPPP) REQUIREMENTS.  For projects that disturb one acre or more of ground, you must prepare a Storm Water Pollution Prevention Plan.  Use the Department's ESCP to develop a SWPPP based on your scheduling, equipment, and use of alternative BMPs.  Follow the format presented in the Alaska Storm Water Pollution Prevention Plan Guide, June 1, 2004.  The plan must consider first preventing erosion, then minimizing erosion, and finally trapping sediment before it enters waterways.

The plan must address your site-specific controls and management plan for the construction site as well as for all material sites, waste disposal sites, haul roads, and other affected areas, public or private.  The plan must also incorporate all the requirements of the project permits.

Specify the line of authority and designate your field representative for implementing SWPPP compliance.  Designate one representative for each subcontractor who performs earth-disturbing activities or who install and maintain erosion and sediment control measures.

641-2.02 HAZARDOUS MATERIAL CONTROL PLAN (HMCP) REQUIREMENTS.  Prepare a HMCP for the handling, storage, cleanup, and disposal of petroleum products and other hazardous substances.  (See 40 CFR 117 and 302 for listing of hazardous materials.)

List and give the location of all hazardous materials, including office materials, to be used and/or stored on site, and their estimated quantities.  Detail your plan for storing these materials as well as disposing of waste petroleum products and other hazardous materials generated by the project.

Identify the locations where storage, fueling, and maintenance activities will take place, describe the maintenance activities, and list all controls to prevent the accidental spillage of oil, petroleum products, and other hazardous materials.

Detail your procedures for containment and cleanup of hazardous substances, including a list of the types and quantities of equipment and materials available on site to be used.

Detail your plan for the prevention, containment, cleanup, and disposal of soil and water contaminated by accidental spills.  Detail your plan for dealing with unexpected contaminated soil and water encountered during construction.

Specify the line of authority and designate your field representative for spill response and one representative for each subcontractor.

641-2.03 SPILL PREVENTION, CONTROL AND COUNTERMEASURE (SPCC) PLAN REQUIREMENTS.  Prepare and implement a SPCC Plan that is certified by a licensed Professional Engineer, when required by 40 CFR 112, including:

1.	When oil spills may reach navigable waters; and

2.	Your total above ground oil storage capacity is greater than 1,320 gallons.

Comply with 40 CFR 112 and address the following issues in your SPCC Plan:

1.	Operating procedures that prevent oil spills;

2.	Control measures installed to prevent a spill from reaching navigable waters; and

3.	Countermeasures to contain, clean up, and mitigate the effects of an oil spill.

641-3.01 CONSTRUCTION REQUIREMENTS.  Do not begin ground-disturbing work until the Engineer provides you written notice that both your and the Department’s NOIs have been listed as active and that ground-disturbing work can begin.

Post at the construction site:

1.	NPDES Permit number, if available, and a copy of the NOI,

2.	Name and phone number of your local contact person, and

3.	Location of a SWPPP available for viewing by the public.

Comply with all requirements of the approved HMCP, the submitted SPCC Plan, and all state and federal regulations that pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances.  Contain, clean up, and dispose of all discharges of petroleum products and/or other materials hazardous to the land, air, water, and organic life forms.  Perform all fueling operations in a safe and environmentally responsible manner.  Comply with the requirements of 18 AAC 75 and AS 46, Oil and Hazardous Substances Pollution Control.  Report oil spills as required by federal, state and local law, and as described in your SPCC Plan.

Comply with all requirements of the NPDES General Permit, implement all temporary and permanent erosion and sediment control measures identified in the SWPPP, and ensure that the SWPPP remains current.  Maintain all temporary and permanent erosion and sediment control measures in effective operating condition.

Perform inspections and prepare inspection reports in compliance with the project SWPPP and the NPDES General Permit.

1.	Joint Inspections.  Prior to start of construction, conduct a joint on-site inspection with the Engineer and the Contractor’s field representative to discuss the implementation of the SWPPP.

Conduct the following additional joint on-site inspections with the Engineer:

a.	During construction, inspect the following at least once every seven days and within 24 hours of the end of a storm exceeding 1/2 inch in 24 hours (as recorded at or near the project site):

(1)	Disturbed areas that have not been finally stabilized.

(2)	Areas used for storage of erodible materials that are exposed to precipitation.

(3)	Sediment and erosion control measures.

(4)	Locations where vehicles enter or exit the site.

b.	Prior to winter shutdown, to ensure that the site has been adequately stabilized and devices are functional.

c.	At project completion, to ensure final stabilization of the project.

2.	Winter Inspections.  During winter shutdown, conduct inspections at least once every month and within 24 hours of a storm resulting in rainfall of 1/2 inch or greater.  The Engineer may waive monthly inspection requirements until one month before thawing conditions are expected to result in a discharge, if all of the following requirements are met:

a.	Below-freezing conditions are anticipated to continue for more than one month.

b.	Land disturbance activities have been suspended.

c.	The beginning and ending dates of the waiver period are documented in the SWPPP.

3.	Inspection Reports.  Prepare and submit, within three working days of each inspection, a report on state Form 25D-100, with the following information:

a.	A summary of the scope of the inspection.

b.	Name(s) of personnel making the inspection.

c.	The date of the inspection.

d.	Observations relating to the implementation of the SWPPP.

e.	Any actions taken as the result of the inspection.

f.	Incidents of non-compliance.

Where a report does not identify any incidents of non-compliance, certify that the facility is in compliance with the SWPPP and NPDES General Permit.  You and the Engineer will sign the report according to the Standard Permit Conditions of the NPDES General Permit, Part 8, Appendix G.  Include all reports as an appendix to the SWPPP.

Retain copies of the SWPPP and all other records required by the NPDES General Permit, for at least three years from the date of final stabilization.

If unanticipated or emergency conditions threaten water quality, take immediate suitable action to preclude erosion and pollution.

Submit amendments to the SWPPP to correct problems identified as a result of any:

1.	Storm or other circumstance that threatens water quality, and

2.	Inspection that identifies existing or potential problems.

Submit SWPPP amendments to the Engineer within seven days following the storm or inspection.  Detail additional emergency measures required and taken, to include additional or modified measures.  If modifications to existing measures are necessary, complete implementation within seven days.

Stabilize all areas disturbed after the seeding deadline within seven days of the temporary or permanent cessation of ground-disturbing activities.

Submit a signed NOT to EPA and a copy to the Engineer:

1.	When the Engineer has acknowledged to you in written form that the project site (including all material sources, disposal sites, etc.) has been finally stabilized and all storm water discharges from construction activities authorized by this permit have ceased, or

2.	When the construction activity operator (as defined in the NPDES General Permit) has changed and the Engineer provides written notification that your responsibilities with respect to compliance with the NPDES GP on the project have ceased.

If you fail to coordinate temporary or permanent stabilization measures with the earthwork operations in a manner to effectively control erosion and prevent water pollution, the Engineer may suspend your earthwork operations and withhold monies due on current estimates for such earthwork items until all aspects of the work are coordinated in a satisfactory manner.

If you fail to:

1.	Pursue work required by the approved SWPPP,

2.	Respond to inspection recommendations and/or deficiencies in the SWPPP, or

3.	Implement erosion and sedimentation controls identified by the Engineer,

the Engineer may, after giving you written notice, proceed to perform such work and deduct the cost thereof, including project engineering costs, from your progress payments.

641-4.01 METHOD OF MEASUREMENT.  Section 109 and as follows:

Items 641(4) will be measured as specified in the contract or directive authorizing the work.

641-5.01 BASIS OF PAYMENT.

1.	Item 641(1) Erosion and Pollution Control Administration.  At the contract lump sum price for administration of all work under this Section.  Includes, but is not limited to, plan preparation, plan amendments and updates, inspections, monitoring, reporting, and record keeping.

2.	Item 641(3) Temporary Erosion and Pollution Control.  At the lump sum price shown on the bid schedule to install and maintain all temporary erosion, sedimentation, and pollution control measures under the original approved SWPPP and HMCP.

3.	Item 641(4) Temporary Erosion and Pollution Control Amendments.  At the prices specified in the directive for extra, additional, or unanticipated work to install and maintain temporary erosion, sedimentation, and pollution control measures.  All work paid under this item will be shown as amendments to the original approved SWPPP or HMCP.

Temporary erosion and pollution control measures that are required at Contractor-furnished sites are subsidiary.

Perform temporary erosion and pollution control measures that are required due to your negligence, carelessness, or failure to install permanent controls as a part of the work as scheduled or ordered by the Engineer, or for your convenience, at your own expense.

Permanent erosion and pollution control measures will be measured and paid for under other contract items, when shown on the bid schedule.  (02/19/04)E09

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 641(1) Erosion and Pollution Control Administration | Lump Sum |
| 641(3) Temporary Erosion and Pollution Control | Lump Sum |
| 641(4) Temporary Erosion and Pollution Control Amendments | Contingent Sum |

SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

#### Special Provisions

642-1.01 DESCRIPTION.  Add the following:  Separate stationing was used in the design of the two paving projects and the guardrail project.  Two sets of centerline stakes will be required on roads with overlapping stationing.

Prior to any work on the project, stake and reference the centerline every 500 feet on the right side of the roadway alignment.  Reference the existing centerline at 100 foot on tangents, and 50-foot intervals on curves from the beginning and ending of superelevation changes when the roadway is no longer at normal crown.  Additionally, stake the beginning and ending of tapers of the edge of pavement and all guardrail terminals and sections.  Stake all sign locations at proper offset.  The reference stake shall be a minimum of 1 inch by 2 inch by 2 feet and be offset 4 to 8 feet from the shoulder on the right side of the roadway.  Lath stakes will be a minimum of 2 feet above ground.  They shall show the offset distance to centerline and the station from the beginning of the project.  Ensure stakes are visible from roadway by clearing as necessary.  Maintain staking until the final roadway striping is completed.  Clearing will not be paid for separately and is considered subsidiary to other 642 pay items.  Staking accuracy work requires an electronic distance-measuring instrument (DMI) be installed in your vehicle.  Calibrate the DMI to roadway alignments as stationed in the Plans prior to commencement of work.  Record calibration and staking information in the field book.

Install a reference sign every 500 feet.  These reference signs shall meet the following requirements:

1.	mounted a minimum of 5 feet above the shoulder,

2.	located a minimum of 10 feet from the edge of shoulder,

3.	marked with the station from the beginning of the project, in 6 inch high black lettering on an orange background.

Compute design centerline profile to best fit the existing centerline profile and existing guardrail requirements detailed in Subsection 606-3.11.  Prepare existing top of pavement cross-sections for horizontal curves and transitions with design superelevated pavement plotted on each section.  The Engineer may require adjustments to the roadway grades.  This shall not be considered extra work.  Provide this profile information to the Engineer (electronically in Excel format) immediately upon its completion, along with checked computations on all level loops, but in no case later than seven (7) calendar days before slope staking or blue topping.

642-2.01 MATERIALS.  Add the following:

Digital Measuring Instrument:  Nu-metrics, Nitestar DMI (www.nu-metrics.com)

642-3.01 GENERAL.  Add the following:  Determine the best-fit radius to each curve and provide this information to the Engineer in an Excel spreadsheet for areas to be paved.  The Engineer will determine the appropriate superelevation for each curve.

Add the following after item 10:

11.	Measure and document the actual intersection sight distance triangles at all public intersections and driveways.  Measure this after all paving, guardrail, and other work affecting intersection sight distance has been completed.  List the actual sight distance available up to 650 feet.  Note locations with greater than 650 feet of sight distance as “650’+”.  Measure sight distance triangles as shown in the following figure by setting up an instrument at the driver’s eye location.  Provide the results in a table format as shown.  Include remarks in a “notes” column, relating any minor obstacles or observations which may assist in improving sight distance.  Certify and record the results on standard “letter” sized paper and provide two copies to the Engineer at least two (2) weeks prior to submitting shop drawings for permanent signing.  The Engineer will forward one (1) copy to the Regional Traffic Engineer.  The Regional Traffic Engineer’s office will take up to two (2) weeks to review and require any additional warning signs for intersections or driveways as needed.  (02/18/04)R269USC

# Intersection Sight Distance Survey Table

ROAD NAME:___________________________________________________

Stationing 	FROM:______________________________	DATE:_____________

TO:	_________________________________	Surveyor:____________________

| Public Approach or Estimated Driveway Station | Posted Speed Limit (Main Rd) | Sight Distance Back (Left) | Sight Distance Ahead (Right) | # Remarks |
| --- | --- | --- | --- | --- |

Other Notes:

1.

2.

3.

Accepted By: _____________________________________________Date:    ______________

DOT/PF Project Engineer

Intersection Warning Signing

Review Checked By:_______________________________________ Date:   _______________

DOT/PF Regional Traffic Engineer

12.	Measure and document available passing sight distance along the roadway in both directions of travel.  Measure this after all paving, guardrail, and other work affecting intersection sight distance has been completed.  Use Table 642-1 to establish Minimum Passing Sight Distance.  Move forward alongside the centerline or edge of traveled way in order to spot check and discover locations where the Minimum Passing Sight Distance drops below what is required for 10 MPH over the posted speed limit.  Record the sight distance for each station location which falls below the posted speed limit plus 10 MPH.  Continue to record the sight distance for each station location until the sight distance drops below what is required for the posted speed limit.  Stations observed to exceed the values required for posted speed limit plus 10 MPH should be marked as “Pass” or “+”.  Stations observed to fall below the values required for the posted speed limit should be marked as “Fail” or “-”.

Measure on the roadway centerline, using a 3.5-foot object height (or “instrument height”) at 100-foot station marks looking ahead as far as possible towards a 3.5-foot target height.  Provide a list of each station result for each direction of travel along the centerline.  Certify and record the results on standard “letter” sized paper and provide two (2) copies to the Engineer at least two (2) weeks prior to laying out final pavement markings.

The Engineer will forward one (1) copy to the Regional Traffic Engineer.  Table 642-1 does not automatically ensure passing striping will be provided.  The Regional Traffic Engineer’s office will take up to two (2) weeks to review and approve pass/no-pass striping against operating speeds for the roadway prior to installation, using Table 642-1 and the Alaska Traffic Manual as a guide.  No-pass striping zones shall be at least 500 feet in length.  Passing striping shall be long enough to meet the distances in Table 642-1.  Passing striping will not extend into a segment of road without minimum sight distance.  (02/18/04)R61USC02

### TABLE 642-1

# PASSING SIGHT DISTANCE

| Operating Speed (mph) | Minimum Passing Sight Distance (ft) |
| --- | --- |
| 15 | 220 |
| 20 | 295 |
| 25 | 365 |
| 30 | 440 |
| 35 | 515 |
| 40 | 585 |
| 45 | 660 |
| 50 | 735 |
| 55 | 805 |
| 60 | 880 |
| 65 | 955 |

# Passing Sight Distance Survey Table

ROAD NAME:___________________________________________________

Stationing 	FROM:______________________________	DATE:_____________

TO:	_________________________________	Surveyor:____________________

| Project Station | Posted Speed Limit | Direction of Travel | Sight Distance Ahead | Remarks |
| --- | --- | --- | --- | --- |

Other Notes:

1.

2.

3.

Accepted By: _____________________________________________Date:    ______________

DOT/PF Project Engineer

Passing Sight Distance

Review Checked By:______________________________________Date:    ______________		 DOT/PF Regional Traffic Engineer

642-3.03 MONUMENTS.  Delete the second sentence of the first paragraph and substitute the following:  Reference property markers/corners, monuments or accessories which may be disturbed or buried during construction.  Prepare and record Monument Record Forms in the appropriate Recorder’s Office before disturbing monuments.  Monument Record Forms may be obtained from the Engineer.  Reestablish monuments in their original position before the completion of the Project. Then, prepare and file a Monument Record Form for each reestablished monument.

642-4.01 METHOD OF MEASUREMENT.  Add the following after the first paragraph:  Where the bid item for Reference Existing Monument does not appear in the bid schedule, work necessary to reference existing monuments and prepare and file Monument Record Forms is subsidiary to Item 642(1) Construction Surveying.  Five (5) percent of the contract lump sum bid price for Item 642(1) will be withheld until the Monument Record Forms are prepared and recorded in the local Recorder’s Office.  Where the bid item for Reference Existing Monument does appear in the bid schedule, work associated with preparing and recording the Monument Record Forms is subsidiary to Item 642(9) Reference Existing Monument.  Payment of Item 642(9) will not be processed until the Monument Record Forms are prepared and recorded in the local Recorder’s Office.

Add the following:  Clearing required for stake visibility shall not be measured.  Maintenance of stakes will not be measured.

Item 642(15)  Intersection Sight Distance Measurement.  By each intersection measured, only after the certified and recorded results have been accepted by the Engineer.  (02/18/04)R269USC

Item 642(16)  Passing Sight Distance Measurement.  By the number of stations on the project measured separately along centerline, once for each direction, only after the certified and recorded results have been accepted by the Engineer.  (02/18/04)R61USC02

642-5.01 BASIS OF PAYMENT.  Add the following:  Clearing required for stake visibility is subsidiary to Item 642(1) and no separate payment shall be made.

Add the following pay items:

| Pay Item | Pay Unit |
| --- | --- |
| 642(15) Intersection Sight Distance Measurement | Each |
| 642(16) Passing Sight Distance Measurement | Station |

SECTION 643

TRAFFIC MAINTENANCE

# Special Provisions

643-1.03 TRAFFIC CONTROL PLAN.  Replace the last paragraph with the following:  The Contractor may request a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project in writing.  If the waiver is approved, all movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan.  Maintain a minimum12-foot lateral separation between the non-street legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations.  (07/02/03)R222USC02

Standard Modification

643–1.04 WORKSITE TRAFFIC SUPERVISOR.  Item 1. Qualifications, delete the last paragraph and replace it with the following:  Renew certification no less frequently than every four (4) years, and be able to show their certification anytime they are on the project.

Delete item 2.b. and replace it with the following:

b.	Physically inspect the condition and position of all traffic control devices used on the project at least once each day and once each night.  Ensure that traffic control devices work properly, are clean and visible, and conform to the approved TCP.  Complete and sign a detailed written report of each inspection on the form provided by the Engineer within 24 hours.

Delete item 2.h. and replace it with the following:

h.	Certify that all flaggers are certified as required by Subsection 643-3.04.4.  Submit a copy of all flagger certifications to the Engineer.  (07/03/03)E06

643-2.01 MATERIALS.  Add the following:

17.	Flexible Markers.  Refer to Subsection 606-2.01, Materials.

Standard Modification

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:  Immediately notify the Engineer of any traffic related accident that occurs within the project limits as soon as you, an employee, or a subcontractor becomes aware of the accident.  (02/05/04)E10

Special Provisions

Add the following:  Whenever construction activity encroaches onto the safe route in a traffic control zone, station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

Standard Modification

643-3.04 TRAFFIC CONTROL DEVICES.  Delete the sixth paragraph and replace it with the following:  Use only traffic control devices that meet the requirements of the “Acceptable” category in ATTSA “Quality Standards for Work Zone Traffic Control Devices”.

Item 4. Flagging, delete the fourth paragraph and replace it with the following:  Renew flagger training and certification no less frequently than every 4 years.  Flaggers must be able to show their flagger certification anytime they are on the project.  (07/03/03)E06

Special Provisions

Delete the first sentence of the eighth paragraph and substitute the following:  All items paid under this Section remain your property unless stated otherwise.

Add the following to 1. Embankments.:  Close all trenches and excavations at the end of each continuous work shift.

Add the following to 3. Fixed Objects.:  Remove all obstructions greater than 4 inches above the nominal foreslope grade at the end of each continuous work shift.

Delete item 6 and replace with the following:

6.	Street Sweeping.  Keep free of loose material all paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where your operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

7.	Power Brooming.  Keep free of loose material all paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where your operations have deposited loose material using a power broom that can eject them to the shoulder of the road.

Change items 7 and 8 to 8 and 9 respectively.

Add the following:

10.	ET-2000 LET.  The price listed in the Traffic Control Rate Schedule will be full compensation for the purchase, installation, maintenance during construction, removal and salvaging the ET-2000 LET unit(s).  Deliver the salvaged unit(s) to the nearest ADOT &PF Maintenance and Operations’ district office or as directed by the Engineer.

643-3.05 AUTHORITY OF THE ENGINEER.  Add the following after the second sentence:  In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT.  Add the following:  Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding”, potholes, excessive dust or mud, or dirty or out of place traffic control devices.  The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full unimpeded use by the public.  Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING.  Add the following:  The Contractor shall be required to have one lane open at all times.

Lane restrictions shall be conducted so that no more than a 10-minute accumulated stopped delay, 40 vehicles, or 1/4 mile (1,320 feet) of traffic is detained, whichever occurs first, before releasing the detained motorists.  During paving operations a 20-minute stopped delay, 80 vehicles, or 1/2 mile (2,640 feet) of traffic detained, will be allowed for all motorists except school buses.  If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

Obtain the local school bus schedule and coordinate his work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.

643-3.09 INTERIM PAVEMENT MARKINGS.  In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following:  Apply final pavement markings according to Subsection 670-3.01, Construction Requirements of these Special Provisions.

Standard Modification

- Add the following new Subsection:

643-3.11. HIGH VISIBILITY CLOTHING.  Ensure all workers within project limits wear an outer visible surface or layer that complies with the following requirements:

1.	Tops.  Wear fluorescent vests, jackets, or coverall tops conforming to Class 2 at all times.  Class 2 requires at least 775 square inches of conforming fluorescent red-orange background material and at least 201 square inches of conforming retroreflective striping.  Retroreflective striping shall be fluorescent yellow-green combined-performance material.

The vest, jacket, or coverall top shall have two over the shoulder combined-performance retroreflective stripes, and at least one 360-degree horizontal combined-performance retroreflective stripe around the torso.  Jackets and coverall tops shall have two horizontal combined-performance retroreflective bands on each sleeve; one above and one below the elbow.

2.	Bottoms.  Wear fluorescent red-orange Class E pants or coverall bottoms during nighttime work (sunset to sunrise).  Flaggers shall wear fluorescent red-orange Class E pants or Class E coverall bottoms at all times.  Furnish each garment with two 2-inch wide combined-performance fluorescent yellow-green retroreflective horizontal stripes on each leg.

3.	Raingear.  Raingear tops and bottoms, when worn as the outer visible surface or layer, shall conform to the requirements listed above in (1) Tops and (2) Bottoms.

- Exceptions.  When workers are inside an enclosed compartment of a vehicle, they are not required to wear high visibility clothing.

- Standard.  All high visibility garments shall conform to the requirements of ANSI 107-1999 as well as this specification.  Class 2 and Class E garment requirements are defined in that standard. All retroreflective material must also qualify as combined-performance fluorescent material.

- Labeling.  All garments shall be labeled in conformance with Section 10.2 of ANSI-107-1999.

- Condition.  Furnish and maintain all vests, jackets, coveralls, rain gear, hard hats, and other apparel in a neat, clean, and presentable condition.  (12/02/03)E07

643-4.01 METHOD OF MEASUREMENT.  Add the following:  No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  All work will be subsidiary to Item 643(2) Traffic Maintenance.

Payment for high visibility clothing for workers is subsidiary to other items.  (12/02/03)E07

643-5.01 BASIS OF PAYMENT.  Add the following:  The Engineer does not require a change order/directive for Item 643(25), Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $5.00 |
| Special Construction Sign | Square Foot | $20.00 |
| Type II Barricade | Each/Day | $3.00 |
| Type III Barricade | Each/Day | $10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $1.00 |
| Drums | Each/Day | $3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion / ET-2000 LET | Each | $3,000.00 |
| Pilot Car | Hour | $65.00 |
| Watering | M-Gallon | $20.00 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Foot | $2.50 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Foot | $1.15 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Foot | $1.25 |
| Temporary Guardrail | Foot | $21.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Foot Foot Each Each | $0.30 $0.65 $0.75 $40.00 |

The Engineer will pay for Item 643(15), Flagging on a contingent sum basis at the rate of $36/hour.  The Engineer does not require a change order/directive for the flagging pay item.  Flagging associated with Change Order work will be paid at the prices agreed to in the Change Order, or on a time and materials basis in accordance with Subsection 109-1.05.  (07/02/03)R222USC02

Delete Item 643(15) and substitute the following:

| Pay Item | Pay Unit |
| --- | --- |
| 643(15) Flagging | Contingent Sum |

SECTION 644

SERVICES TO BE FURNISHED BY THE CONTRACTOR

#### Special Provisions

644-2.01 FIELD OFFICE.  Delete this Subsection in its entirety and substitute the following:  Furnish and maintain a suitable office for the Engineer, available for occupancy from two (2) weeks prior to commencing work, through thirty (30) days after issuance of the notice of project completion as defined in Subsection 105-1.15.  The following office requirements shall be met:

1.	A minimum of 600 square feet of floor area.  The office area shall be divided so that it contains an office room separated by a closable door.  The office room shall have a minimum of 160 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of six (6) electrical outlets.

4.	A minimum of 40 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities and potable drinking water provided.

7.	Four (4) telephone service lines available at the office location.

8.	If a part of your building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within 3 miles of the project.

10.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

11.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

- Provide one mobilization and demobilization of the Engineer’s office equipment and furniture from Anchorage.

644-2.02 FIELD LABORATORY.  Delete sub-item g and substitute the following:

g.	500 gallon capacity tank with a pressure pump or a commercial pressurized system.

Add the following:

- Supply 240 volt, 60 hertz power, a 100 pound propane bottle, and a 500 gallon capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

- Provide one mobilization and one demobilization of the Engineer's laboratory equipment from Anchorage.

# Special Provisions

644-2.05 VEHICLES.  Delete the second and third paragraphs and substitute the following:  Furnish six (6) full-size four-wheel drive pickups or sport utility vehicles for exclusive use of the Department throughout the project.  Provide vehicles less than 3 model years old, in good condition and with less than 36,000 miles on the odometer.

Furnish all fuels, maintenance and insurance.  If you are working after October 1, provide studded snow tires for all vehicles you provide for the Department’s use.

Equip vehicles used by the Department with CB radios and yellow lightbars wired into the vehicle’s electrical system with a dash mounted switch easily accessible to the vehicle operator.  Provide Code 3; Model 6005H (formerly PE 6200 LE) lightbars, or approved equal.  Approved equals shall have the following characteristics:

- Four (4) 55 watt rotators with amber filters

- 1200 flashes per minute

- Two (2) diamond mirrors

- 55 inches in length

- Distance measuring instrument (DMI) on one vehicle (min.) – See Subsection 642-1.01

The Contractor is responsible for normal wear and tear, and any other incidental damage including broken windshields, occurring during the Department’s operation and use.  The Department is responsible for damage to any vehicle caused by its own negligent during operation.

644-3.01 METHOD OF MEASUREMENT.  Delete the third paragraph and substitute the following:

Vehicle.  Per each vehicle provided.  If a replacement vehicle is necessary, no additional measurement will be made.  (02/03/03)R245USC

644-4.01 BASIS OF PAYMENT.  Add the following:  Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2), Field Laboratory.  (11/19/02)R63USC

Delete Item 644(7) and substitute the following:

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 644(7) Vehicle | Each |

Add the following Section:

SECTION 645

## TRAINING PROGRAM

Special Provisions

645-1.01 DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 OBJECTIVE.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  Enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A-301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j and 7.l, located in the "yellow pages" of this document.

645-3.01 GENERAL.  Determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to you where the apprentices/trainees are concurrently employed on the project and you do one or more of the following: contribute to the cost of the training, provide the instruction to the apprentice/trainee, or pay the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, submit Form 25A-311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within two (2) weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by you, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public facilities (ADOT&PF) Training Program Representative, using Form 25A-310.

The minimum length and type of training for each classification will be established in the training program selected by you.  Training program approval by the Department for use under this Section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in your judgment, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and you employ that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

Furnish each ADOT&PF training program trainee a copy of the program (Form 25A-310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

Periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

Provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A-313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A-310.

645-3.02 Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A-310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645, Training Program on the project shall be identified on Form 25A-312.

645-3.03 Subcontracts.  In the event you subcontract a portion of the work, you shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A-311 and Form 25A-310, where appropriate.  However, the responsibility for meeting these training requirements remains with you; compliance or non-compliance with these provisions rests with you and sanctions and/or damages, if any, shall be applied to you in accordance with Subsection 645-5.01, Basis of Payment.

645-4.01 Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this Section prior to your submittal and approval by the Engineer of Form 25A-312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at your discretion, graduates early and is employed as a journey worker in accordance with the provisions of Subsection 645-3.01, you will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds you may receive, unless such other funding sources specifically prohibit you from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A-311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to you if you fail to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A-311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A-311), or

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where you have failed, by the end of the project, to provide the required number of hours of training and have failed to submit acceptable good faith efforts documentation which establishes why you were unable to do so, you will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.

(10/29/91)S16

Payment will be made under:

| # Pay Item | Pay Unit |
| --- | --- |
| 645(1) Training Program, 4 Trainees/Apprentices | Labor Hour |

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE.  Delete this Subsection in its entirety and replace with the following:  Submit a detailed initial CPM Schedule at the preconstruction conference for the Engineer’s acceptance as set forth below.

The construction schedule for the entire Project shall not exceed the specified contract time.  Allow the Engineer fourteen (14) days to review the initial CPM Schedule.  If revisions are required, make them promptly.  The finalized CPM Schedule must be completed and accepted prior to commencement of any work on the Project.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.  Delete item 2.  60-Day Preliminary Schedule.

Delete the first sentence of item 3.  Schedule Updates.  and substitute the following:  Hold job site progress meetings with the Engineer for the purpose of updating the CPM Schedule.  Meet with the Engineer monthly or as deemed necessary by the Engineer.  (12/13/02)R261M98

Add the following Section:

SECTION 647

EQUIPMENT RENTAL

## Special Provisions

647-1.01 DESCRIPTION.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and your operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to your supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for your responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED.  In the performance of this work, furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating. Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  All personnel furnished by you shall be, and shall remain during the work hereunder, employees solely of you.

Furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by you and involved in the performance of the work.  Also, furnish, without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS.  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

Furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer.  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by your representative at the end of each shift, and a copy will be provided to your representative.

647-4.01 METHOD OF MEASUREMENT.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.

647-5.01 BASIS OF PAYMENT.  Payment for Item 647(2), Wide Pad Dozer, 65 HP Minimum at the contract unit price shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle you to any extra compensation.  (11/12/98)R15USC

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 647(2) Wide Pad Dozer, 65 HP Minimum | Hour |

SECTION 651

EAGLE MONITORING

Special Provisions

651-1.01 DESCRIPTION.  This work shall consist of engaging a Professional Services Contractor to provide a monitor to observe eagle activity at nests in order to comply with this section and Section 107.

651-2.01 MATERIALS.  A video camera with a minimum 10 power zoom lens shall be used to monitor and record nest activity.

651-3.01 GENERAL REQUIREMENTS.  The monitor shall work directly for the contract manager of the professional service contract.  The monitor shall be trained by the Professional Services Contract Manager or another qualified representative in the techniques of monitoring and observing eagles.  The Professional Services Contract Manager will be responsible for preparing an eagle monitoring plan in conjunction with the Contractors work plan when it involves work within the restricted area or timing restriction period.

The Professional Services Contract Manager shall meet one of the following criteria:

Have a bachelor of science degree in biology, environmental science or ecology and be presently working in that profession.

Have 2 years experience monitoring and observing eagles or other birds of prey or studying their habitat.

The on-site eagle monitor shall be an employee of the Professional Services Contract Manager and shall be at least 18 years of age and physically able to perform the work.

651-4.01 METHOD OF MEASUREMENT.  Item 651(1), Eagle Monitoring, will be measured in the manner specified in the directive authorizing the work.

651-5.01 BASIS OF PAYMENT.  Payment for Item 651(1), Eagle Monitoring, will be full compensation to accomplish the work, as specified in the authorizing directive.  Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 651(1) Eagle Monitoring | Contingent Sum |

SECTION 703

AGGREGATES

# Special Provisions

703-2.03 AGGREGATE FOR BASE AND SURFACE COURSE.  Add the following:

Table 703-1, change the Degradation Value from “45, min.” to “25, min.”

Add the following row to Table 703-2:

TABLE 703-2

AGGREGATE FOR BASE AND SURFACE COURSE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| No. 30 | 10-33 | 10-26 | 13-31 |

(2/28/00)R117M98

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.  Add the following:  Change the Degradation Value from “30 min.” to “20 min.”

Coarse Aggregate.  Add the following to the Table:

Percent Fracture for Type IV is 90 percent double face.

Add the following to Table 703-3.

| SIEVE | GRADATION |
| --- | --- |
|  | Type IV |
| 1/2 in. | 100 |
| 3/8 in. | 80-95 |
| No. 4 | 55-70 |
| No. 8 | 35-50 |
| No. 16 | 20-40 |
| No. 30 | 15-30 |
| No. 50 | 10-24 |
| No. 100 | 5-15 |
| No. 200 | 4-7 |

SECTION 710

FENCE AND GUARDRAIL

# Special Provisions

710-2.11 GUARDRAIL TERMINALS.  Add the following:  Use the ET-2000 LET.

The current guardrail end terminal drawings approved by the Department are as follows:

# Drawing	Original	Latest

# Number	Date	Revision	Comments

# ET-2000 LET	English	SS 155	5/18/00	None	37.5’, 7 tube, Plus head

# (01/22/02)R249

SECTION 712

MISCELLANEOUS

# Special Provisions

712-2.14 PREFORMED PAVEMENT MARKINGS.  Add the following to paragraph a. under item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe areas, the tape length shall, where possible, be a minimum of 100 feet.  (07/15/96)R79USC

# SECTION 724

# SEED

# Special Provisions

724-2.02 MATERIALS.  Delete Table 724-1 and substitute the following:

TABLE 724-1

Seed Requirements

| SPECIES | Sproutable Seed*, %, Min. |
| --- | --- |
| Arctared Red Fescue | 78 |
| Egan American Sloughgrass | 67 |
| Norcoast Bering Hairgrass | 71 |
| Nortran Tufted Hairgrass | 71 |
| Wainwright Slender Wheatgrass | 88 |
| Alyeska Polargrass | 71 |
| Bluejoint | 71 |
| Tilesy Sagebrush | 71 |
| Tundra Glaucous Bluegrass | 76 |
| Gruening Alpine Bluegrass | 72 |
| Nugget Kentucky Bluegrass | 76 |
| Beach Wildrye | 70 |
| Annual Ryegrass | 76 |
| Perennial Ryegrass | 76 |

* Sproutable Seed is the mathematical product of Germination and Purity.

(11/06/02)R52USC

SECTION 730

SIGN MATERIALS

# Special Provisions

730-2.04 SIGN POSTS.  Under item 1., Metal Pipe Posts, add the following to paragraph a.:  Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Add the following items:

6.	Structural Tubing and W-Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501.  The tubing shall be square and of the dimensions called for in the Plans with 0.2-inch thick walls.  0.4-inch diameter holes shall be drilled as required to permit mounting of the sign.

b.	W-shape beams shall conform to ASTM A36.

c.	Structural tubing and W-shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection.  Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this subsection.

7.	Square Non-Perforated Steel Tubes.

a.	Fabricate from 3/16-inch thick cold-rolled carbon steel sheets, commercial quality, to meet ASTM A 500, Grade B.  Form posts into a steel tube, roll to size, and weld in the corner.  Furnish with 7/16-inch diameter holes drilled or punched as necessary to permit mounting of the sign.

b.	Hot dip galvanize to meet AASHTO M 111 after fabrication.  When cutting metal posts after hot dip galvanizing, minimize damage to the zinc coating and protect all exposed surfaces by treating the exposed area.

c.	Repair galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating to meet the applicable provisions of AASHTO M 36.

(08/04/03)R81USC

APPENDIX A

EROSION AND SEDIMENT CONTROL PLAN

AND

ENVIRONMENTAL PERMITS

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX C

MATERIALS CERTIFICATION LIST

APPENDIX D

TEMPORARY CONSTRUCTION EASEMENTS

APPENDIX E

TEMPORARY CONSTRUCTION EASEMENTS