PROJECT IR-OA1-5(4)/56454

GLENN HIGHWAY

MILE POST 109 TO MILEPOST 118

STANDARD MODIFICATIONS

AND

SPECIAL PROVISIONS

To The

STATE OF ALASKA

1988 STANDARD SPECIFICATIONS

For

HIGHWAY CONSTRUCTION

Prepared By

Tryck Nyman Hayes, Inc.

911 West Eighth Avenue

Anchorage, Alaska  99501

For

ALASKA DEPARTMENT OF TRANSPORTATION

AND PUBLIC FACILITIES

Central Region

Anchorage, Alaska

OCTOBER 9, 1996

SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage office of the Department of Transportation and Public Facilities, Plans Room:

a.	Design Computations

b.	Cross Sections

Copies of the above may be obtained from Ridgway's Reprographics, 6000 Arctic Boulevard, Anchorage, Alaska  99518, (907) 561-1555 at the Contractor's cost.

2.	The following are available upon request in the Anchorage office of the Department of Transportation and Public Facilities Building, Plans Room:

a.	Storm Water Manual (Price $20.00), and

b.	Laboratory Manual of Alaska Test Methods and Standard Practices (Price $20.00).

c.	Geotechnical Reports entitled :

Geotechnical Report, Glenn Highway Upgrade, MP 109 - MP 118,

Alaska Project No. IR-OA1-5(4)/56454, Shannon & Wilson, Inc., August 1996

Geotechnical Report, M.S. 42-2-010-1, Project No. FR-OA1-5(004)/56454,

Central Region, December 1996, by ADOT/PF

3.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 266-1531.

4.	An environmental document addressing concerns and environmental commitments has been approved and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 266-1508.

5.	This contract contains a newly-developed asphalt concrete pavement specification (Section 401).  Due to changes in materials testing procedures and requirements, the following new items are incorporated by reference in this specification.

a.	Alaska Test Method T-17, Rev. 06/93, Standard Method of Test for Determining Bituminous Mix Design by the Marshall Method.

Alaska Test Method T-17 is the mix design method and also includes criteria which must be met for the class of mix specified in the bid schedule.

b.	Alaska Standard Practice SP-9, Rev. 07/93, Standard Practice for Abbreviated Testing Procedures to Monitor Process Control of Coarse and Fine Aggregate Gradations.

Standard practice SP-9 contains test methods for contractor process control as well as a minimum testing frequency, and a list of typical field laboratory equipment to be furnished by the Contractor.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the

STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

Applicable to Sections

616 and 661 only.

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  HOLIDAYS.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(5/7/91)M30

101-1.73 NON-FROST SUSCEPTIBLE.  Add the following subsection: Material that contains six percent or less passing the No. 200 screen as determined by sieve analysis performed on minus three-inch material.

(9/1/89)R1

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  QUALIFICATION OF BIDDERS.  Delete the second paragraph.

(5/12/89)M1

102-1.06  PREPARATION OF PROPOSAL.  Replace the second paragraph with the following:  The bidder shall specify a unit price, in figures, for each pay item for which a quantity is given and shall also show the products of the respective unit prices and quantities written in figures in the column provided for that purpose and the total amount of the proposal obtained by adding the amounts of the several items.  All the figures shall be in ink or typed.  In the event of a discrepancy between unit bid prices and extensions, the unit bid price shall govern.  Any changes shall be initialed by the person signing the proposal.

(7/2/93)M58

Add the following:  At certain Bid Openings a Bidder may wish to submit Bids on more work than he desires to have awarded to him.  The Bidder may indicate the total amount desired to be accepted and the Department will determine which of his low Bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the Bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our Bids at this letting which exceed the total of $__________ or _____ Contracts and hereby authorize the Department to determine which Bids shall be disqualified."

102-1.07  NON-RESPONSIVE PROPOSALS.  Delete Item 3. in its entirety and substitute the following:

3.	If the Bidder adds any provisions reserving the right to accept or reject any award, or to enter into a Contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the Bidder at any one Bid letting, as provided in Subsection 102-1.06, Preparation of Proposal.

(6/6/94)M31

Add a new item as follows:

7.	If any of the Unit Prices Bid are excessively unbalanced (either above or below the amount of a reasonable Bid) to the potential detriment of the Department.

(5/12/89)M2

102-1.12 ADDENDA REQUIREMENTS. Delete this subsection in its entirety and substitute the following: Addenda will be issued to the individual or company to whom bidding documents were issued. Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph, courier, and in special circumstances by phone. Addenda will be issued to the address, telefacsimile number or phone number as stated on the planholder's list unless picked up in person or included with the bid documents. It is the bidder's responsibility to insure that he has received all addenda affecting the Invitation For bids. No claim or protest will be allowed based on the bidder's allegation that he did not receive all of the addenda for an Invitation For Bids.

All addenda shall be acknowledged on the Proposal or by telegram or telefacsimile prior to the scheduled time of bid opening. If no addenda are received by the bidder, the word "None" should be entered on the Proposal Form.

(10/3/94)R171

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  CONSIDERATION OF PROPOSALS.  Add the following:  The apparent low bidder shall submit a completed Subcontractor List, form 25D-5(C), within five working days following receipt of written notification by the Department.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess  of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or,

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed ten percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or,

9.	is determined by the Contracting Officer not to be responsible.

(4/1/93)R82

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  CHANGES.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.   The Contractor shall certify that the data submitted is,  to his best knowledge and belief,  accurate,  complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work. (5/12/89)M5

104-1.02 CHANGES. Add the following: No value engineering proposals will be considered for this project. (9/1/89)R2

Special Provisions

104-1.04 RIGHTS IN AND USE OF MATERIALS FOUND ON THE WORK. Add the following: Between the turnout at Station 682+50 Left, and the Trailhead Access Road at Station 869+91.04 Left, the existing roadway pavement may be incorporated into the new construction provided the other contract requirements are met. The base course and other embankment materials within this section of the existing roadway shall not be removed.

Add the following subsection:

104-1.06  INTERIM COMPLETION DATES. Contractor shall complete the work according to the schedule indicated below:

1.	From the Beginning of Project (BOP) to Station 670+00, complete all work by October 31, 1998.

2.	From Station 670+00 to End of Project (EOP):

a.	Maintain traffic on the existing paved roadway until the existing asphalt pavement is used in the new embankment.

b.	Complete all new drainage structures and the new embankment to no less than 4 feet below finished grade by October 31, 1997.

***

***

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  AUTHORITY OF THE ENGINEER.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or Subcontractor that is related to the performance of the Contract.

The Engineer may audit the books and records of the Contractor or a Subcontractor to the extent that the books and records relate to the performance of the Contract or Subcontract, including cost or pricing data submitted under Subsection 104-1.02, Changes.  Books and records that relate to the performance of the Contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime Contract and by the Subcontractor for a period of three years after the date of final payment under the Subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)M6

Special Provisions

105-1.02  PLANS AND WORKING DRAWINGS.  Replace the second sentence of the second paragraph with the following:  No work shall be performed until working drawings for such work, or changes thereto, are approved.

Replace the second sentence of the fourth paragraph with the following:  The Contractor shall indicate on the working drawings all deviations from the plans and specifications and shall also itemize and explain all deviations in the letter of transmittal.

(7/2/93)S62

105-1.06  COOPERATION WITH UTILITIES.  Add the following:  The Contractor shall request locates from all the utilities having facilities in the area.  Their telephone numbers are as follows:

Locate Call Center:

Statewide 					(800) 478-3121

who will notify the following:

Copper Valley Electric Association, Inc.	(907) 822-3211

Matanuska Telephone Association, Inc.	(907) 745-3121

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits.  The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required.

Prior to the relocation of the utility's facilities, construction staking may be required.  The Contractor shall give the utility 14 days advance notice as to when the staking will be available and maintain the stakes until the utility relocation is completed.  Payment for this staking will be as follows:

1.	If, as part of the contract, the Contractor is required to provide staking in the area needed by the utility, this work will be subsidiary to Item 642(1), Construction Surveying.

2.	If construction staking or right-of-way staking is required by the Utility in advance of the Contractor's normal schedule, the utility will request the staking, through the Engineer, 14 days prior to the time the staking is required for the utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

3.	If right-of-way staking is required by the utility, and staking the right-of-way is not a part of the contract, the utility will request the staking, through the Engineer, 14 days prior to the time the staking is required for the utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.  (3/11/96)R3

If an electrical cable is damaged and requires splicing, the first time will be repaired by the Utility with the party causing the damage paying the repair costs.  If the cable is damaged a second time, the cable will be replaced between junction points.  The party causing the damage shall pay for replacing the cable.

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required.

Standard Modifications

105-1.12  LOAD RESTRICTIONS.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan.  (5/7/91)M32

Special Provisions

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Add the following:

During the construction season and prior to winter shutdowns, the Contractor shall inspect and clean all storm drains, manholes and inlets.  This inspection and maintenance of the storm drain system will not be paid for directly but will be subsidiary to work paid for under Sections 603 and 604.  (7/24/91)R4

Add the following: The Contractor shall be responsible for the maintenance of the existing Glenn Highway within the beginning and ending project limits from the date of physically beginning construction until acceptance of the project for maintenance, with the exception of snow and ice removal during winter shutdown periods.

Standard Modifications

105-1.15  PROJECT COMPLETION.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the Contract is found to be complete, except for work specified under Subsection 618-3.04 Maintenance of Seeded Areas and Subsection 621-3.04 Period of Establishment, a letter of project completion will be issued by the Engineer.

(7/2/93)M7

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the Contract adjustment for which the Contractor believes the Department is liable.

(7/2/93)M8

Special Provisions

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES.  Replace the first sentence of the eighth paragraph with the following:  If the claim is not resolved by agreement within 30 days of its receipt, the Engineer will issue a written decision to the Contractor.

(7/2/93)S71

Add the following:  Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.

(8/5/93)R93

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.  Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be produced in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total Contract amount, or $2,500, whichever is greater.  Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph.  For the purposes of this paragraph, the cost is the value of the steel and iron products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(7/2/93)S13

106-1.02  LOCAL MATERIAL SOURCES.  Under Item 1. General, add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.

(2/7/89)S32

Add the following paragraph after the first paragraph: The Contractor shall provide process control for reasonable assurance that all materials submitted for acceptance conform to the contract specifications. The Contractor shall employ qualified people or a company to perform process control testing which shall be named at the preconstruction conference. Sampling and testing of all materials for process control, including screening, crushing, blending, and stockpiling of aggregates, production and laydown of base and surface courses or mixtures, equipment calibration, and monitoring of compaction, are the responsibility of the Contractor. All process control tests shall be submitted to the Engineer. All tests shall be made in accordance with the applicable test methods specified in the contract. The Engineer will check the accuracy of the Contractor's sampling and testing procedures, but will not perform process control testing. Process control will not be measured for payment but will be subsidiary to the applicable pay items.

The Department has the exclusive right and responsibility for determining the acceptability of the construction, and all incorporated materials. Acceptance testing by the Department is not to be considered as a replacement for process control testing by the Contractor. When the Contractor is not providing adequate process control testing, the Engineer will refuse to retest materials which have been shown to be unacceptable by standard acceptance testing procedures.

Add the following after the last paragraph in Item 1:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement shall be provided to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.

(5/24/96)  R5

Add the following to the end of Item 1, General: Stockpiles of crushed aggregate  base course material existing in MS 42-3-313-1 are the property of the State of Alaska for use by State maintenance forces.  These materials are  not available for use by the Contractor for this project.

State Contractors shall not remove material of any kind or quantity from designated materials sources other than that needed for use on State projects.  Should a Contractor decide to use these sites, it is his responsibility to determine the suitability of the site for the project quality and volume requirements.  The State does not assume any liability or responsibility to guarantee the quantity or suitability of site materials.

The following materials sites are sources available for use in obtaining materials for this project:

1.	M.S. 42-3-313-1 within the SE¼ of Section 16, T20N, R11E, SM, Alaska.  This material site is on lands managed by the Department.  The location of the site is shown on the plans.  ***

***

This source is not expected to meet the quality required of all of the aggregates specified. No royalty payments are required for material removed from M.S. 42-3-313-1.

2.	A material site within the right-of-way is available for use. This site is on land managed by the Department.  The location of the site is outside of the left roadway ditch bottom between approximately Station 872 and Station 882 in the SE¼ of Section 1, T20N, R11E, SM, Alaska. This is available for use in obtaining stone for Gabion backfill, Ditch Lining and/or Riprap.

3.	M.S. 42-2-010-1 is available for use to supply materials to this project at a royalty cost of $0.25 per ton removed. The material site is located in the Matanuska River plain at approximately M.P. 97.5 of the Glenn Highway. The Contractor must negotiate with private property owners to gain access to this site. Terms of any contract with private owners for access shall be provided to the Engineer. The guidelines pertaining to the development and use of this site are the same as M.S. 42-3-313-1.

The following guidelines pertain to the development and use of these sites for the above listed materials extraction for the subject project.  All work necessary to develop and operate these sites for the extraction and production of the listed materials, including the removal and disposal of brush and timber, stripping of

THIS

PAGE

INTENTIONALLY

LEFT

BLANK

overburden, providing site facilities, dust control, protecting adjacent property, and performing site cleanup and rehabilitation, will not be paid for directly, but will be subsidiary to the pay items for the above materials extracted therefrom.

GENERAL CONDITIONS

a.	Contractor's Responsibility.  The Contractor and his agents, employees and subcontractors are bound by all pertinent conditions of the development guidelines and the approved mining plan, along with all applicable State and local laws.  Any variations from the specific or general stipulations must be approved through the Engineer, by the Regional Materials Engineer or his representative.

b.	Contractor's Mining Plan.

1)	Prior to use of these sites for a specific project,  mining plans shall be submitted to the Engineer by the Contractor for approval by the Regional Materials Engineer, allowing three weeks for review.  The mining plans will require a sketch map showing the site boundaries, the working boundaries, proposed access routes, temporary building and processing plant locations, and drainage diversion measures, if any.  A mining plan narrative must accompany the sketch maps and shall include dust suppression measures, measures to insure oil spill containment, and measures to prevent working area runoff contamination to water bodies.

2)	In addition to the mining sketch plans and narrative, the Contractor shall comply with all applicable conditions in the development guidelines.

c.	Changes in Conditions.  Unforeseen conditions arising during construction and  operation, in accordance with the development and mining plans, may make it necessary to revise or amend the development and/or mining plan.  In that event, the Contractor and the Engineer shall agree as to what revisions or amendments shall be made.

DEVELOPMENT PLAN GUIDELINES.

a.	Development of Site.  The Contractor shall develop the sites to eliminate or minimize unauthorized uses, including dumping of waste, discharge of firearms, and unauthorized removal of materials.  Prior to use of the sites, the Contractor shall submit mining plans containing the following:

1)	Sketch maps showing the site boundaries, the working boundaries, development stages, proposed access, temporary and final stockpile locations, locations of site facilities, and approximate contours before and after excavation including site drainage measures.  Section and profile drawings should be used as appropriate.

2)	An accompanying narrative describing methods of operation, length and times of operation (day, month, year and working hours), and rehabilitation measures.

b.	Protection of Adjacent Property.  Property located outside the highway right-of-way along this segment of road is designated a "scenic corridor".  No access to public property will be allowed without approval of the Engineer.

c.	Survey Monuments.  The Contractor shall mark and protect all survey monuments within or near the sites against destruction, obliteration, or damage during the life of this contract.  If any public land monuments, or corners, or accessories, including but not limited to U.S. Coast and Geodetic, U.S. Geological Survey, and/or Bureau of Land Management survey monuments, are destroyed, obliterated or damaged, the Contractor, by utilization of a registered land surveyor, shall reestablish or restore the monuments, corners or accessories using surveying procedures in accordance with the "Manual of Instruction for the Survey of Public Lands of the United States, 1973 Ed.", and shall record such survey in the appropriate records.

d.	Vegetation Screens and Buffer Areas.  A 100-foot vegetation screen of undisturbed land (with the exception of access roads) will be maintained in M.S. 42-3-313-1 between site clearing, excavation or disposal sites and public roads.

A 50-foot undisturbed buffer shall be maintained adjacent to any permanent streams or site boundaries not adjacent to public roads, with the exception of sites requiring drainage ditches or connections to waterbodies.

e.	Cultural/Archeological.  Reasonable measures shall be taken to avoid destroying, damaging or removing paleontological, historical or archaeological sites or artifacts.  In the event that objects of historic or scientific interest, or antiquities are discovered on the land, they will be left intact and immediately brought to the attention of the Engineer, and operations upon that portion of the site shall cease.

f.	Fire Suppression.  The Contractor shall take all reasonable steps to prevent and suppress forest, brush, grass or tundra fires on the site and in its vicinity.

g.	Access Roads.  During dry conditions, dust along the access routes shall be controlled by the application of water or calcium chloride.

h.	Clearing.  Clearing of vegetation and overburden shall be limited to the minimum acreage necessary to provide the required volume of materials.  Additional clearing may not exceed five acre increments in advance of excavation.  Areas where any doubt exists about quantity or quality of material shall be proven with minimal disturbance prior to clearing and stripping.

i.	Timber.  Standing timber over five-inch breast height diameter in areas to be excavated will be offered to the public for cutting prior to clearing operations.  The clearing area must be flagged for cutting and measures taken to prevent public cutting of timber in vegetation screens and buffers.  In lieu of offering the timber for public cutting, said timber may be cut into eight-foot sections, limbed, and stacked in an area made available for public removal.  All trees, snags and other woody material cut in connection with clearing operations shall be felled into the permit area away from live water courses.  All trees, snags or other woody material cut in connection with clearing operations shall be cut so that the resulting stumps shall not be higher than six inches measured from the ground on the uphill side.

j.	Overburden.  Overburden will be cleared only to the extent necessary to provide specific project quantities.  Stripped overburden from M.S. 42-3-313-1 will be stockpiled within the confines of the site.  Overburden from the rock extraction site shall be removed from the site and disposed of elsewhere.  After excavation and contouring is complete, the stockpiled overburden will be spread evenly over worked-out portions of the site and non-expandable slopes as directed by the Engineer.  Pushing overburden into standing timber or drainage courses is not authorized.

k.	Slopes.  The sites will be excavated leaving side slopes of 2:1 or flatter in earth and ¼:1 or flatter in rock.  All excavated surfaces shall be dressed to smooth contours.  All excavation shall proceed toward non-expandable slopes.  The excavation of the sides of the pit shall be done in such a way that at no time will backfilling be required in order to meet the final slope stipulations.  Excavated slopes suitable for future site expansion shall not be rehabilitated until site expansion is completed.

l.	Excavation Depth.  M.S. 42-3-313-1 will be excavated no lower than two feet above any existing water table.  The rock excavation site at Station 872 to Station 882 will be excavated not lower than the existing highway ditch outlet elevation.

m.	Reject Materials.  Reject materials shall be stockpiled separately within the sites at locations identified and approved through the mining plans.  No materials less than ten inches in diameter (except for overburden and designated waste or unusable materials) shall be rejected and stockpiled in the sites, unless specifically authorized by the Engineer,

n.	Streams and Drainages.

1)	Existing drainage patterns should be altered only if necessary to prevent runoff contamination from the site causing erosion to adjacent lands or the entry of unacceptable levels of sediments into local waterbodies.

2)	Upland site excavations shall be daylighted and graded to drain when necessary and feasible to prevent seasonal ponding.

o.	Site Facilities.

1)	The Contractor shall provide portable sanitation facilities in M.S. 42-3-313-1.  The Contractor may also provide portable sanitation facilities at the rock extraction site.  The Contractor may install a trailer or mobile home for an office or night watchman's use in M.S. 42-3-313-1.  If a trailer or mobile home is provided, provisions must be made for sanitary waste and garbage disposal.  If the grantee constructs any camp on the land, such location shall be indicated on the mining plan and approved by the Engineer, and the Engineer will have authority to require that said camp be kept in a neat and sanitary condition.  The Contractor may leave equipment on the sites until completion of project utilization with the understanding that the State does not accept any responsibility for theft or damage.

2)	No garbage or trash generated during site use will be buried or disposed of within the site.

3)	If a wash plant is to be located on M.S. 42-3-313-1 in accordance with the Contractor's mining plan, sediment settling basins shall be constructed to permit the removal of silt prior to runoff entering any waterbodies.  Sediments shall not be released in any lake or water drainage in such concentrations as would exceed acceptable water standards.

4)	Petroleum product storage tanks shall be surrounded by berms of sufficient volume to contain 150 percent of the total volume of the tank and have an impervious liner within the berm and under the tank.  Measures must be taken during equipment servicing to prevent any petroleum products from spilling on the ground.  Said storage tanks and liner shall be removed and the containment berm shall be graded to conform with the site floor upon completion of the project.

5)	Crushers, asphalt hot plants, or other processing facilities may be located on M.S. 42-3-313-1 in accordance with the Contractor's mining plan and must be operated in such a manner that no local, State or Federal laws, regulations and guidelines are violated.

p.	Emissions.  Emissions from pumps, motors, equipment, installations, and burning material must meet the air quality standards of the United States Public Health Service and the State of Alaska.  All burning shall meet the requirements of all applicable State and Federal laws and regulations and shall be used with maximum precautions to prevent forest and tundra fires.  After burning, unconsumed material shall be disposed of in a manner approved in advance by the Engineer.

q.	Explosives.   Personnel engaged in blasting activities shall be licensed by the State for these purposes and shall observe all applicable laws and regulations. Handling of explosives shall be in accordance with Subsection 107-1.10, Use of Explosives.

r.	Petroleum Products.  Petroleum spills of any size will be reported immediately to the department of Environmental Conservation and the Engineer.  Waste petroleum products shall be removed from the material site and disposed of elsewhere.

s.	Maintenance and Operations.  M.S. 42-3-313-1 is utilized by Department of Transportation maintenance personnel, and shall be left open for their use.

t.	Use of Materials.  Controlled blasting techniques, as described herein, shall be used for forming the rock cut slopes.  Controlled blasting refers to the controlled use of explosives and blasting accessories in carefully spaced and aligned drill holes to produce a free surface or shear plane in the rock along the specified excavation backslope.  The controlled blasting technique covered by this specification is presplitting (preshearing), and is used to minimize the damage to the rock backslope to help insure long-term stability.

1)	General Requirements.  The Engineer shall, at all times, have the authority to prohibit or halt the Contractor's blasting operations if it is apparent that through the methods being employed, the required results are not being obtained or the safety and convenience of the traveling public is being jeopardized.

The Contractor shall observe the blast area for five minutes following a blast to guard against rock fall before commencing work in the cut.

All rock on the cut face that is loose, hanging, or which creates a potentially dangerous situation shall be removed or stabilized, during or upon completion of the excavation in each lift.  Stabilization of the slope between lifts shall be approved by the Engineer.  Drilling of the next lift will not be allowed until this work has been completed.

If in-place stabilization is required, as determined by the Engineer, rock bolting or other stabilization techniques approved by the Engineer shall be used.  Stabilization required by the rock geology as determined by the Engineer, will be paid for at the appropriate unit price or by force account in accordance with Subsection 109-1.05, Compensation for Extra Work.  Stabilization required by the Contractor's blasting operations, as determined by the Engineer, shall be performed at the Contractor's expense.

2)	Blasting Plan Submittal.  Two weeks prior to any drilling or blasting, the Contractor shall submit a blasting plan to the Engineer for review.  The blasting plan shall contain the full details of the drilling and blasting and controls the Contractor proposes to use for the controlled and production blasting.  The blasting plan shall contain the following minimum information:

Station limits of the proposed shot.

Plan and section views of the proposed drill pattern including free face, burden, blasthole spacing, blasthole diameters, and blasthole angles.

Loading diagram showing type and amount of explosives, primers, initiators and location and depth of stemming.

Initiation sequence of blastholes including delay times and delay system.

The blasting plan submittal is for quality control and record keeping purposes.  Review of the blast plan by the Engineer will not relieve the Contractor of his responsibility for the accuracy of the plan when implemented in the field.

3)	Presplitting.  All presplitting shall be performed in accordance with the following requirements:

The presplit drill holes shall be not less than 2.5 inches and not more than three inches in diameter.

The Contractor shall control his drilling operations by the use of proper equipment and technique to insure that no hole shall deviate from the plane of the planned slope by more than nine inches either parallel or normal to the slope.

Before placing charges, the Contractor shall determine that the hole is free of obstructions for its entire depth.  All necessary precautions shall be exercised so that the placing of the charges will not cause caving of material from the walls of the holes.

Drill hole conditions may vary from dry to filled with water.  The Contractor will be required to use whatever type(s) of explosives and/or blasting accessories are necessary to accomplish the specified results.

Bulk ammonium nitrate and fuel oil (ANFO) shall not be allowed to be loaded in the presplit holes.

Only standard explosives manufactured especially for presplitting shall be used in presplit holes, unless otherwise approved by the Engineer.

Continuous column cartridge type of explosives used with detonating cord shall be assembled and affixed to the detonating cord in accordance with the explosive manufacturer's instructions, a copy of which shall be furnished to the Engineer.

The upper portion of all presplit holes, from the top most charge to the hole collar shall be stemmed.  Stemming materials, shall be sand or other dry angular granular material, all of which passes a 3/8-inch sieve.

As long as equally satisfactory presplit slopes are obtained, the Contractor, at his option, may either presplit the slope face before drilling for production blasting or may presplit the slope face and production blast at the same time, provided that the presplitting drill holes are fired first.  If required to reduce ground vibrations or noise, presplit holes may be delayed, providing the hole to hole delay is no more than 25 milliseconds.

4)	Production Blasting.  All production blasting shall be preformed in accordance with the following general requirements:

A line of buffer holes shall be drilled on a parallel plane adjacent to the presplit holes.  Buffer hole diameters shall be between 2.5 and three inches.  The line of buffer holes shall be drilled approximately three feet out from the presplit line and spaced three to five feet center to center.  The explosive loads in these holes shall not exceed fifty percent of the average explosive load that could be placed in the nearest production holes.  Detonation of the buffer holes shall be on a delay sequence toward a free face and shall follow detonation of the production holes.

Production blast holes shall not be drilled closer than six feet to the controlled blast line, unless approved by the Engineer.  Production holes shall not exceed six inches in diameter, unless approved by the Engineer.  Detonation of production holes shall be on a delay sequence toward a free face.

It is the Contractor's responsibility to take all necessary precautions in the production blasting so as to minimize blast damage to the rock backslope.

5)	Flyrock Control.  Before the firing of any blast in areas where flying rock may result in personal injury or unacceptable damage to property or the work, the rock to be blasted shall be covered with approved blasting mats, soil, or other equally serviceable material, to prevent flyrock.

6)	Horizontal Drain Holes.  Drain holes to relieve water conditions in rock backslopes may be required.  If needed, they shall be three inches in diameter and lengths shall not exceed 40 feet.  Location and slope of horizontal drains will depend on conditions encountered but will not exceed the limits of the equipment in use on the project for presplitting or production holes.  Holes shall be flushed with water upon completion to remove drill fines.

u.	Hazards.  The site shall be operated in a manner that is not hazardous to humans or to wildlife.

v.	Rehabilitation - M.S. 42-3-313-1.

1)	The rehabilitation of worked-out portions of M.S. 42-3-313-1 not susceptible to erosion and not required for access or staging areas shall be by scarifying and fertilizing to allow natural revegetation.

2)	Rehabilitation of areas in M.S. 42-3-313-1 susceptible to erosion will be seeded with 2½ pounds of arctared fescue per 1,000 square feet.  Fertilizer application will consist of 400 pounds per acre of 10-20-20.

3)	If it is not possible to have seeding completed by August 15, seeding and fertilizing shall be performed at the beginning of the next growing season.

4)	A final pit inspection of M.S. 42-3-313-1 will be done by the Engineer or his representative, and the Contractor's representative, after  completion of operations and prior to the removal of equipment to ensure compliance with the appropriate stipulations.  Release of the Contractor's bond will not be authorized until the Engineer determines that the mining plan and site use conditions have been satisfactorily observed.  The Engineer shall be notified by the Contractor at least 21 days prior to the scheduled removal of rehabilitation equipment from the site in order that an inspection can be performed.

No sharp depressions or steep mounds will be left in the pit area.

w.	Rehabilitation - Materials Site at Station 872 to Station 882.

1)	Rehabilitation.  Upon completion of the rock excavation and prior to vacating the site, the Contractor shall smooth out the pit floor to conform to the surrounding topography.  Measures shall be taken to ensure adequate site draining.  A final pit inspection will be done by the Engineer after completion of operations and prior to the removal of equipment to ensure compliance with the appropriate stipulations.  The Engineer shall be notified by the Contractor at least 21 days prior to the scheduled removal of rehabilitation equipment from the project in order that an inspection can be performed.

x.	Site Clean-Up.  Site clean-up shall be completed and all Contractor's equipment shall be removed from the designated material sites within 30 days following the completion of earth, aggregate and stone removal from these sites by the Contractor.

MINING PLAN GUIDELINES.

a.	General.

1)	Mining plans, by sketch map and narrative, describe the Contractor's proposed method of operation and must be in compliance with the conditions of the controlling development guidelines.  After approval of mining plans by the Engineer, they will be used as a site use field guide by the Contractor and the Engineer.

2)	Sketch maps shall have a scale sufficient for clarity under field conditions and should not be overly complex or inflexible.

3)	All data that can be shown graphically should be shown in that manner unless it can be better described in the accompanying narrative.

4)	The use of multiple sheets should be avoided, if practical.

5)	Section and profile drawings should be used as appropriate.

b.	Sketch Maps.  Items to be shown on sketch maps, when appropriate, shall include:

1)	site boundary

2)	existing or proposed access routes and design

3)	proposed working limits to be marked on the ground

4)	development stages

5)	approximate contours before and after excavation

6)	high and low water lines

7)	vegetation lines and type of vegetation, screens and dimensions

8)	material stockpiling areas

9)	overburden and reject stockpiling areas

10)	other planned features, such as processing plants, temporary housing, wells, weight scales, etc.

11)	final slope ratios and site drainage measures including grade and, when appropriate, daylighting ditches or stream diversions

12)	scale of drawing, north arrow, and specific dimensions as appropriate

c.	Narrative.  The mining plan narrative may be made part of the mining plan sketch maps or may be attached to the sketch map as conditions allow.  Items to be addressed in the mining plan narrative shall include:

1)	methods of operation

2)	length and times of operation (day, month, year, and working hours)

3)	air and water pollution control measures

4)	rehabilitation measures

d.	Supplements and Amendments.  Supplements and amendments to approved mining plans may be initiated by the Contractor or the Engineer when conditions warrant such action.  Supplements shall be agreed to prior to commencement of work of a changed nature.

1)	Minor changes are those that affect the handling of the details of the operation, but remain in compliance with the development guidelines.  These changes may be authorized by the Engineer.

2)	Major changes are those which cause the final outcome of the site to be significantly different from approved mining plans or not in compliance with the development guidelines.

3)	Changes in final site outcome must be approved in writing by the Regional Materials Engineer, through the Engineer.

4)	Changes not in compliance with the development guidelines must be authorized in writing by the Regional Materials Engineer and approved by the proper official of the Department of Natural Resources through the Engineer.

R6

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY

TO PUBLIC

Special Provisions

107-1.11  PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.  Add the following to the third paragraph:  When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.  Refueling and servicing equipment shall not be performed adjacent to wetlands.

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8715.

Add the following:  The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.

(5/7/91)S47

The Contractor shall not excavate, nor use for fill, any material at any site suspected of or found to contain hazardous materials or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected of or found to contain hazardous materials or petroleum fuels.

The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.  If the Contractor chooses to pursue permit modifications, such modifications shall be requested through the Engineer.

The Contractor shall do no work, stockpiling, staging, parking nor trespassing in or around any watercourses or wetlands except for that work included within the permits obtained for this Contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

(5/24/96)  R7

Standard Modifications

107-1.13  RESPONSIBILITY FOR DAMAGE CLAIMS.  In the first sentence, change "claims or actions for injuries" to read claims, actions or liabilities for injuries".

(5/12/89)M9

Special Provisions

107-1.15 CONTRACTOR'S RESPONSIBILITY FOR WORK.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.

(5/7/91)S48

Standard Modifications

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES.  In the last sentence of the third paragraph delete: "by the local fire authority."

(5/12/89)M10

Special Provisions

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.  Delete Paragraphs Four and Five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the utility.

(10/1/92)R8

Add the following:  Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within ten feet of an overhead electrical line.

2.	Operations anticipated to be within three feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment which is capable of coming within ten feet of an overhead electrical line.

The notice shall indicate the location and duration of the work to be performed.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will not be paid for separately, but will be subsidiary to the item(s) of work being performed requiring these services.

(4/21/94)R170

107-1.21  PERMITS.  Add the following Subsection:  The following permits have been received on the Contractor's behalf by the Department:

1.	Department of the Army Permit No. 4-950277, Matanuska River 69, issued July 12, 1995, expires July 31, 1998.

2.	Department of the Army Nationwide Permits No. 3 and No. 14, issued May 2, 1995, expires January 21, 1997.

3.	State of Alaska, Department of Natural Resources, Division of Lands Right-of-Way Permit ADL 226676.

The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge stormwater from the construction site.  Requirements for this permit are given under Section 641, Erosion and Pollution Control.

The permits obtained by the Department are attached to these specifications as Appendix A.  The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have copies of the permits posted in the project office.

It is the Contractor’s responsibility to obtain all permits required for actions not permitted previously by ADOT&PF. The Contractor is responsible for complying with all permit stipulations, conditions and/or terms. Agencies to contact for permit information may include, but is not limited to, the U.S. Army Corps of Engineers, the Environmental Protection Agency, the U.S. Fish and Wildlife Service, the Alaska Department of Fish and Game, the Alaska Department of Environmental Conservation, the Alaska Department of Natural Resources, and local or regional governments. The Contractor shall provide timely notification of such actions and permit acquisitions as may be required by federal, state, regional, and local authorities.  The Contractor shall provide copies of all permits, and applicable Federal and State notifications to the Project Engineer.

(5/23/96)  R9A

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  SUBLETTING OF CONTRACT.  Delete the third paragraph on Page 56 and substitute the following:  The hauling of materials for the project by bonafide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved Subcontractor) shall not be considered as Subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Commercial Driver's License, with the appropriate endorsements for the class of vehicle to be operated.

2.	Business License for trucking together with supporting documents that list the driver as the business owner or corporate officer,

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent Contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent Contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent Contractor are not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the Contract.  These criteria are:

1.	The owner-operator's right to control the manner in which the work is to be performed,

2. 	The owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	The owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	Whether the service rendered requires a special skill,

5.	The degree of permanence of the working relationship, or

6.	Whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)S49

108-1.03  PROSECUTION AND PROGRESS.  In the first paragraph, delete the words "At this time" and substitute:  "Five working days before the preconstruction conference".

(5/7/91)S50

Standard Modifications

108-1.03  PROSECUTION AND PROGRESS.  In Item 1. insert: ", in a format acceptable to the Engineer," immediately after the words: "a progress schedule".

(5/12/89)M11

Special Provisions

108-1.03  PROSECUTION AND PROGRESS.  Delete Item 5., and substitute the following:

5.	A plan for temporary erosion and pollution control, as required under Section 641.

(5/5/95)R160

108-1.03 PROSECUTION AND PROGRESS. Add the following: The construction of this project shall be planned and recorded with a Critical Path Method (CPM) schedule. The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

1.	Preparation of CPM Schedule. At the preconstruction conference, the Contractor shall submit for the Engineer's approval, a detailed initial CPM schedule. The schedule shall meet the requirements set forth below.

The construction time, for the entire project shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed CPM schedule are required, the Contractor shall do so promptly. The CPM schedule must be finalized within 60 days of the Notice to Proceed.

2.	Schedule Requirements. The CPM schedule shall be set up so that the schedule may be read by software being run on an IBM compatible micro computer with a 1.44 mb disk drive. All required CPM schedule submittals shall include 1 hard copy and 1 copy of the same schedule on a 3.5-inch double sided diskette.

The CPM schedule shall be presented as a Precedence Diagram Network developed in the activity-on-node format and shall include:

a.	activity description,

b.	activity duration,

c.	resources required for each of the project activities, including:

(1)	labor, showing:

-work days per week

-holidays

-shifts per day

-hours per shift

(2)	equipment, including the number of units of each type of equipment, and

(3)	materials.

The activity-on-node diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	60-Day Preliminary Schedule. Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer's approval of a 60-Day Preliminary Schedule. Schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-Day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates. Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions. The Contractor shall submit a revised CPM schedule within seven calendar days after this meeting. The revised schedule shall show finish dates of completed activities and updated times for the remaining work, including any addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

In addition to the CPM schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks. This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

Preparation and updating of the CPM schedule and two week work plans will not be paid for directly. Failure to submit the CPM work schedule and two week work plans as specified will result in partial withholding of progress payments in accordance with Subsection 109-1.06, Progress Payments.

(3/11/96)R11

After approval of the progress schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.  Department representatives may be attending public meetings and community council meetings, and the spokesperson shall accompany them and provide a brief description and answer questions about the Contractor's work and schedules for the project.  The spokesperson will also be required to accompany the Engineer to residents and businesses affected by the project when disputes or problems arise as a result of the work being performed under this Contract.  The spokesperson must be able to commit the Contractor to courses of action when needed to resolve problems.

(7/24/91)R12

108-1.05  CHARACTER OF WORKMEN, METHODS AND EQUIPMENT.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer.

(9/1/89)R13

Standard Modifications

108-1.07  FAILURE TO COMPLETE ON TIME.  Replace the third sentence of the first paragraph with the following:  The amount of these deductions is to reimburse the Department for estimated additional contract administration expenses incurred as a result of the Contractor's failure to complete the work within the time specified.

Replace Table 108-1 with the following:

TABLE 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  |  |
| --- | --- | --- |
| From More Than | To and Including | Daily Charge |
| $ 0 | $ 100,000 | $ 300 |
| 100,000 | 500,000 | 550 |
| 500,000 | 1,000,000 | 750 |
| 1,000,000 | 2,000,000 | 1,000 |
| 2,000,000 | 5,000,000 | 1,500 |
| 5,000,000 | 10,000,000 | 2,500 |
| 10,000,000 | - | 3,000 |

(7/2/93)M49

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  GENERAL.  Add the following:  When more than one type of material or work is specified for a pay item, letter or numeric suffixes, included within the parenthesis following the pay item number, will differentiate the types.

(7/2/93)S63

109-1.02 MEASUREMENT OF QUANTITIES. Add the following:

Conversion factors to the SI system of units are as follows:

| From | To | Symbol | Multiply by |
| --- | --- | --- | --- |

Length

| Inch | Millimeter | mm | 25.4 * |
| --- | --- | --- | --- |
| Foot | Meter | m | 0.304 8 * |
| Yard | Meter | m | 0.914 4 * |
| Mile | Kilometer | km | 1.609 344 * |
| Foot (U.S. Survey) | Meter | m | 0.304 800 6 |

Area

| Square Inch | Square Millimeter | mm2 | 645.15 * |
| --- | --- | --- | --- |
| Square Foot | Square Meter | m2 | 0.092 903 04* |
| Square Yard | Square Meter | m2 | 0.836 127 36* |
| Square Mile | Square kilometer | km2 | 2.590 00 |
| Acre | Square Meter | m2 | 4 046.856 |
| Acre | Hectare (10 000 m2) | ha | 0.404 685 6 |

Volume

| Cubic Inch | Cubic Millimeter | mm3 | 16.387 064 * |
| --- | --- | --- | --- |
| Cubic Foot | Cubic Meter | m3 | 0.028 316 8 |
| Cubic Yard | Cubic Meter | m3 | 0.764 555 |
| Acre Foot | Cubic Meter | m3 | 1 233.49 |
| 100 board feet | Cubic Meter | m3 | 0.235 974 |
| Cubic Foot | Liter | L | 28.316 85 |
| Gallon | Liter | L | 3.785 41 |

Temperature

| Degree Fahrenheit | Degree Celsius C | C | TC=(TF-32)/1.8 |
| --- | --- | --- | --- |

Force

| Pound-force (lbf) | Newton | N | 4.448 222 |
| --- | --- | --- | --- |
| Pound/square-inch(Psi) | Pascal | Pa | 6 894.757 |

Mass

| Pound-mass (lbm) | Kilogram | kg | 0.453 592 |
| --- | --- | --- | --- |
| Ton (Short, 2,000 lbs) | Megagram | Mg | 0.907 184 7 |
| Ton (Short, 2,000 lbs) | Kilogram | kg | 907.184 7 |

NOTE: * denotes an exact number.

All conversion factors are extracted from ASTM E 380-93, "Standard Practice for Use of the International System of Units (SI) (The Modern Metric System)," and AASHTO publication "Guide To Metric Conversion." (1/4/96)R136

Standard Modifications

109-1.03 SCOPE OF PAYMENT.  Delete the last sentence of the fourth paragraph.

(5/7/91)M33

Special Provisions

109-1.05  COMPENSATION FOR EXTRA WORK.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.

(9/1/89)R14

109-1.06  PROGRESS PAYMENTS.  Add the following:  Failure to submit schedules in accordance with Subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to five percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon receipt of current schedules from the Contractor.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion and Pollution Control, will result in withholding an amount equal to five percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the permit.

(9/21/92)R137A

109-1.07  PAYMENT FOR MATERIAL ON HAND.  Add the following:  Materials shall be physically separated from the other materials stored at the storage location.  Materials shall be clearly labeled with the project name and number.  Materials shall be stored in accordance with the manufacturer's published recommendations.  A copy of any such recommendations shall be provided to the Engineer.

Should storage conditions become unsatisfactory, any payments made for the materials will be classified as unearned.  If the Contractor has not earned sufficient funds to cover the cost of a deduction on the next progress payment, a request for repayment will be sent to the Contractor.  The Contractor agrees to repay the Department within 30 days from the date of a request to refund payment when the storage conditions have become unsatisfactory.  Unsatisfactory storage conditions include, but are not limited to:

1.	Storage not in accordance with the manufacturer's recommendations.

2.	Commingling or storage of other materials where any element of doubt exists as to which materials belong in which lot.

3.	Unsatisfactory labeling of materials.

4.	Any liens filed on the materials for storage or transport, or by the supplier or manufacturer of the material.

5.	Change of the storage locations without obtaining approval of the Engineer prior to the relocation.

6.	Damage to all or part of the materials by fire, theft, or other peril.

Should labor, travel, or any other costs be incurred for inspection off the limits of the project, the Contractor shall reimburse the Department for these costs.

The Contractor releases and discharges the Department from any liability arising out of, or in any way related to, the payment for materials on hand and/or to the storage or transport of these materials.  The Contractor is responsible for damages or delays which may relate to the storage or transport of the materials.

(7/2/93)S64

Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska, at a location acceptable to the Engineer.

(9/1/89)R16

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 23, with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds. The Contractor shall not, nor shall subcontractors or others associated with this contract discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 23, in compliance with the Federal Highway Administration's DBE Program guidelines and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section shall be considered a material breach of contract. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS36.30.640(4).

120-1.04 DEFINITIONS AND TERMS

1.	Broker. A DBE that arranges for the delivery or provision of creditable materials, supplies, equipment, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

2.	Commercially Useful Function (CUF). The execution of a contract or a distinct element of work or service under a contract by the DBE actually performing, controlling, managing, and supervising the work involved with its own equipment and employees within its certified category. The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the contract.

3.	Disadvantaged Business Enterprise (DBE). A firm certified by the State of Alaska, Department of Transportation and Public Facilities, in accordance with 49 CFR, Part 23, or one granted that status under the Alaska Native Claims Settlement Act, 1991 Amendments and certified by the Department for participation in the Department's DBE program.

4.	Good Faith Efforts. The affirmative action measures that shall be taken by a contractor to meet the DBE Program objectives and goals for this project.

5.	Manufacturer. A DBE certified in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

6.	Original DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the contract bid schedule before approval of the Revised DBE Utilization Goal.

7.	Regular Dealer. A DBE certified in a supply category that

a.	maintains an in-house inventory on a regular basis of the particular product provided to this project,

b.	keeps an inventory in an amount appropriate for the type of work using that product, and

c.	offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis.

8.	Revised DBE Utilization Goal. The DBE Utilization as submitted by the contractor and approved by the Department for this project on Form 25A325C. The Revised DBE Utilization Goal may be equal to, greater than, or less than the Original DBE Utilization Goal, if approved. Once approved, this Revised goal becomes the minimum required DBE participation during the execution of the contract.

120-2.01 UTILIZATION GOAL. The Original DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total basic bid amount. In order for the work of the DBE to be credited towards meeting the Original DBE Utilization Goal at time of contract award, the DBE must be certified by the Department in a category covering the CUF to be performed at the time of listing on the "DBE Utilization Report" (Form 25A325C).

A bidder shall demonstrate the ability to meet the Original DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this contract.

120-3.01 DETERMINATION OF COMPLIANCE

1.	Phase I - Bid and Award. In addition to bid submission requirements, the apparent low bidder shall demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of receipt of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the contractor submits less DBE utilization on Form 25A325C than is required to meet the Original DBE Utilization Goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (25A321A) shall be submitted. If accepted by the Department, this lower DBE utilization becomes the Revised DBE Utilization Goal.

If the bidder cannot demonstrate the ability to meet the Original DBE Utilization Goal, failure to document the minimum required Good Faith Efforts will result in the bid being declared nonresponsive.

c.	Where the bidder submits more DBE utilization on Form 25A325C than is required by the Original DBE Utilization Goal, this higher DBE utilization, if accepted by the Department, becomes the Revised DBE Utilization Goal.

2.	Phase II - Construction. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE. Prior written request by the Contractor and approval from the Engineer is required for the replacement of a DBE for any reason. If DBE replacement is approved, the Contractor is obligated to replace the DBE with another DBE for the same work in order to still meet the Revised DBE Utilization Goal. If the Contractor cannot find a replacement DBE, the Contractor shall document the required Good Faith Efforts stipulated in Subsection 120-3.02 for the items of work to have been performed by the replaced DBE in order to have the Revised DBE Utilization Goal reduced.

120-3.02 GOOD FAITH EFFORT. The Contracting Officer will use all of the following criteria to judge if the bidder, who has not met the Original DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract. Failure by the Contractor to perform and document any of the following actions 1-7 constitutes insufficient Good Faith Effort.

1.	Consideration of all subcontractable items. The Contractor shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department prior to bid opening (see Form 25A324).

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification at least ten calendar days prior to bid opening to all DBEs listed in the Department's most current DBE Directory certified to perform those work items identified in Form 25A324 of the bidder's/Contractor's interest in securing the DBE's participation in the execution of the work. Each contact with the DBE shall be logged on a "Contact Report" (Form 25A321A).

4.	Request for DBE participation on specific items of work or services. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote shall be deemed non-competitive, provided the DBE and non-DBE quotes are for the exact same work or service. Where the Contractor rejects a DBE quote as being non-competitive under this condition, the work performed and payments received by the non-DBE during the execution of the contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about the requirements of the contract regarding the specific item of work or service sought from the DBE.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether or not they were interested in bidding. Documentation of follow-up contacts shall be logged on the "Contact Report" (Form 25A321A).

Items 4. through 7. will be utilized to evaluate any request from the Contractor for a reduction in the Revised DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF). Measurement of attainment of the Revised DBE Utilization Goal shall be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section.

CUF is limited to that of a:

a.	regular dealer,

b.	manufacturer,

c.	broker,

d.	subcontractor

e.	joint-venture, or

f.	prime contractor.

In order for the CUF work of the DBE to be credited toward the goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE shall be certified in the appropriate category at the time of:

a.	the Engineer's approval of the DBE subcontract; and

b.	the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

2.	The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

3.	A DBE trucking firm certified and performing work in a transportation/hauling category is restricted within that category to the CUF of a broker. (This does not effect the CUF of that same firm, when performing work as a subcontractor and certified in another category such as embankment or excavation which could include the hauling of materials for that work.)

4.	The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

5.	Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the Revised DBE Utilization Goal.

6.	Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm shall not be credited toward the Revised DBE Utilization Goal. The Contractor must still meet the Revised DBE Utilization Goal by either:

a.	Withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items 4-7) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01, or

b.	Continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out and DBEs in an amount to meet the Revised DBE Utilization Goal through either

1)	subcontractor substitution (Subsection 103-1.01),

2)	increasing the participation of other DBEs on the project,

3)	documenting Good Faith Efforts (Subsection 120-3.02, Items 4-7),

4)	or by a combination of the above.

7.	The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the Revised DBE Utilization Goal.

8.	The Engineer shall consider the following criteria when determining what CUF is being performed by the DBE:

a.	The work performed shall be necessary and useful work required for the execution of the contract.

b.	The scope of work shall be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

c.	The work shall be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE, with the exception allowed under (d) below. Either the DBE owner or an on-site DBE representative, DBE superintendent, or DBE foreman shall be responsible for the work at the site. All such DBE representatives must be designated as a key employee in the DBE's certification records with the Department prior to DBE subcontract award.

d.	The DBE shall use their own employees and equipment for the execution of the work. An exception to this requirement may be permitted where the DBE must perform a specialty task or where the work is in a remote area. In such instance, the DBE may temporarily augment its project workforce with another contractor's equipment and employees (not to include supervision) in order to perform the work, if the Department considers this normal practice performed by non-DBE contractors, within the Alaskan construction industry.

On any project, this practice shall not involve more than 33.3% of the DBE's subcontract value. Also, the Contractor shall submit a request in writing from the DBE and secure the Department's approval for such arrangement prior to commencement of the DBE's subcontract work involved. Exclusive of this arrangement, the DBE's project work force shall be regular DBE employees.

In all instances, the DBE shall be responsible for its payroll and labor compliance requirements concerning all workers under its control. DBE leases and payments for equipment must be documented; Contractor withholding or retainage for DBE labor and equipment usage is not permissible. Two-party checks to individuals are not permissible.

e.	The manner in which the work is sublet or performed shall conform to standard, statewide industry practice within Alaska, as defined by the Department. The work or provision of goods or services shall have a market outside of the DBE program (must be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed a superfluous step in the contracting or purchasing process and no DBE credit will be allowed.

There shall be no DBE credit for lower-tier non-DBE subcontract work, unless the Department defines this lower-tier subcontracting as standard, statewide industry practice within Alaska.

f.	The cost of the goods and services shall be reasonable and competitive with the cost of these goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

g.	All subcontract work, with the exception of truck hauling, shall be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE shall control all business administration, accounting, billing, and payment transactions (this requirement does not preclude the two-party check allowance described under i., below). The prime contractor shall not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

i.	Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE.

Two-party checks may be issued by the Contractor on an occasional basis to the DBE and another business for work or services performed under the contract; however, the Engineer shall be notified in writing in advance. DBE credit will not be given for these two-party payments, if issued on a routine basis or issued to an extent greater than that offered by the prime to non-DBEs on the project.

j.	A DBE trucking firm certified and performing work in the transportation/hauling category shall have a supervisor on-site at all times in charge of the dispatching of trucks and the hauling of materials before any DBE credit may be credited. The DBE supervisor must be regularly employed by the DBE and designated as a key employee in the DBE's certification records with the Department prior to prime contract award.

9.	The Contractor shall provide proof (canceled checks or bank statements that identify payor, payee, and amount of transfer) of the actual monies paid for the qualifying work, goods and services provided by DBEs.

10.	If the quantity of work of a bid item which involves a DBE is reduced by the Department, the Original and Revised DBE Utilization Goals on Form 25A325C are reduced proportionately.

120-3.04 DEFAULT OF DBE. In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default. The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the Revised DBE Utilization Goal if, in the opinion of the Engineer, both of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Items 4 through 7 of Subsection 120-3.02 GOOD FAITH EFFORT for the defaulted work.

The Revised DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor shall be entitled to count toward the Revised DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	Credit for work performed by a DBE prime contractor is 100%, not to exceed the Original DBE Utilization Goal.

2.	Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials.

3.	Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

4.	Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

5.	Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed five percent of the cost of the procurement contract for the creditable item.

6.	Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed five percent of the cost of the hauling subcontract.

7.	Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee shall not exceed five percent of the premium cost.

8.	Credit for the CUF of a joint venture (JV) (either as the prime contractor or a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner shall be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Meeting the Revised DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, retainage may be withheld from progress payments. The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive or potential disincentive.

If the Contractor fails to meet the Revised DBE Utilization Goal, payments will be reduced as a disincentive. The amount of the disincentive shall be equal to 50% of the difference between the Revised DBE Utilization Goal expressed in dollars and the total creditable DBE participation as determined by the Engineer.

If and only after the Original DBE Utilization Goal established on Form 25A325C in terms of dollars has been met, the Contractor may be eligible for an incentive payment based upon the following calculation:

Ten percent of the total dollar amount of CUF work performed by DBE subcontractors not needed in the calculation to meet the Original DBE Utilization Goal; except that the total incentive paid to the Contractor will not exceed two percent of the total basic bid amount at time of original contract award or $100,000, whichever is less.

Payment of the incentive will be made on the final estimate. The disincentive will be withheld in the form of retainage during the course of the project. If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the Department within 30 days of being billed for the amount due.

A Change Order is not required for DBE Adjustment. The Notice To Proceed shall constitute the notice required to initiate DBE Adjustment.

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(6/6/94)S33

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-2.01  GENERAL.  Add the following:  Timber five inches in diameter or larger at breast height shall be cut into eight-foot lengths, de-limbed, and stacked at locations approved by the Engineer for public removal.  These locations shall be at approved sites that do not create a traffic hazard due to lack of adequate parking for the public.  The Department will notify the public of the availability of the timber once it has been stacked.  The Contractor shall schedule his clearing and grubbing work so as to provide two weeks for the public to access those areas of the project where such timber is available prior to completion of the clearing and grubbing work in those areas.  The Contractor shall dispose of any timber left by the public after the two-week time period.

The Contractor shall perform all work necessary to preserve and/or restore land monuments and property corners from damage.  Any land monument or property corner that is disturbed shall be restored in accordance with Section 614 and Section 642 at the Contractor's expense.  An undisturbed area five feet in diameter may be left around existing monuments and property corners.  A list of land monuments and property corners is shown on the Right-of-Way maps.

Monuments that will or may be disturbed include, but are not limited to, the following:

Quarter Corner, Sections 16 & 21, T20N, R11E, SM with Two RMs

Section Corner for Sections 1, 2, 11 and 12, T20N, R11E, SM

201-4.01  BASIS OF PAYMENT.  Add the following:  All work required to cut, de-limb and stack timber for public removal and to preserve and restore land monuments and property corners will be subsidiary to Items 201(3A), Clearing and Grubbing and 201(4A), Hand Clearing.

(3/11/96)R107

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-101 DESCRIPTION.  Add the following: This work shall also include the  abandonment of ground water wells.

CONSTRUCTION REQUIREMENTS

202-2.01 GENERAL.  Add the following: The construction of mail box installations shall use new posts and mail boxes. Mail boxes shall be United States Postal Service approved, either traditional or contemporary design, having a minimum length of 21 inches, minimum width of eight inches and minimum height of 10½ inches. Each replacement mail box shall be the same size as the mail box it replaces.  Existing posts and foundations shall be removed with remaining holes backfilled to the level of surrounding ground.

R74

Add the following: All fences designated by the Engineer shall be carefully removed to the right-of-way limit, or to the end of the span beyond the right-of-way limit. These materials belong to the property owners, and shall be salvaged and stacked neatly in their yards. After construction of any fence, the fencing gaps behind the property line shall be filled using portions of the salvaged fencing in accordance with Section 607, for reconstructed fences.

The abandonment of wells shall be accomplished in accordance with Department of Environmental Conservation (DEC) regulations.

An existing sign at about Station 670+10 notifies travelers of the Majestic Valley Lodge.  The Contractor shall relocate this sign during construction to an appropriate temporary location  by the Engineer.

202-2.02  REMOVAL OF BRIDGES, CULVERTS AND OTHER DRAINAGE STRUCTURES.  Delete the third paragraph and substitute the following:  Flexible pipe culverts within the limits of new construction and not specified to be removed under Pay Item 202(4), if in suitable condition in the judgement of the Engineer, may be left in place.  In such instances, the pipe shall have the ends crushed and flattened before covering.  However, the pipe shall be removed if pipe inspection detects band failures.  Culverts that intersect the side slopes shall be removed to a depth of not less than three feet, measured normal to the plane of the finished slope, before being abandoned.  Pipes designated for abandonment may be removed at the Contractor's option.  Culverts shall not be abandoned until their use is no longer required.

Add the following: Remove the existing gaging station at the lower end of the Camp Creek culvert subject to the following requirements:

1.	Coordinate with the National Weather Service and the U. S. Geological Survey two weeks in advance of the scheduled removal.  Contact Larry Rundquist, Hydrologist, of the National Weather Service at telephone number (907) 266-5152.

2.	Provide daily access to the existing gaging station until the U. S. Geological Survey and the National Weather Service have installed and completed testing a new gaging station.

3.	Work around the existing gaging station through May 1, 1999 unless otherwise approved by the Engineer.

4.	Once removed, salvage and deliver the existing gaging station to the National Weather Service office in Anchorage.

202-2.04  REMOVAL OF PAVEMENT, SIDEWALKS, CURBS, ETC.   Add the following:  Asphalt pavement removed from the existing highway may be used in the construction of the embankment. Material so used shall be buried so as not to be exposed at the completed surface of the embankment. The broken asphalt pieces shall be six inches or less in maximum dimension.

For disposal of waste asphalt pavement, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt. A DEC permitting officer in Anchorage may be contacted at 269-7501.

(8/9/96)  R84

202-2.05  GROUND WATER WELL ABANDONMENT.  Add the following subsection:  A ground water well exists at approximately Station 412+25.  That well shall be decommissioned under 18 AAC 80.015(d) using the American Water Works Association (AWWA) standards, Section 13.  As a minimum, the well shall be filled with grout, cut off five feet below the ground surface, and sealed.

The abandonment shall be performed under the supervision of a Hazardous Waste Professional as detailed under Subsection 203-3.06, Item 2,  Professional Hazardous Waste Firm.  A final well closure report meeting the requirements of the Alaska Department of Environmental Conservation (DEC) shall be prepared by the Hazardous Waste Professional and submitted to DEC for approval with a copy of the approval to the Engineer.

202-3.01  METHOD OF MEASUREMENT.  Add the following after the first paragraph:  Work included in Pay Item 202(1), Removal of Structures and Obstructions, includes but is not limited to the following:

Remove abandoned vehicles from within the highway right-of-way.

Remove existing pipe culverts in areas to be obliterated.

Remove the existing timber crib and plug the culvert entrance at Jackass Creek.

Remove the vertical corrugated metal standpipe right of Station 449+15±.

Remove existing spring boxes and water service lines.

Remove the existing Gypsum Creek Culvert at Station 531+00±.

Remove all private signs within the right-of-way.

Remove all designated private gates, barricades or fences within the right-of-way.

Remove the existing gaging station at Camp Creek.

Add the following:  Ground water well abandonment will be measured for payment for each well capped in accordance with DEC regulations.

Delete the fourth and fifth paragraphs and substitute the following:  Mail box installations will be measured by each complete unit of the type (single or double) specified.

Newspaper tube installations will not be measured for payment but will be considered subsidiary to mail box installations.

202-4.01  BASIS OF PAYMENT.  Add the following after the third paragraph:  When removal of culvert pipe appears in the bid schedule, removal of existing culverts that lie wholly or partially within the established limits of new culvert installations or other classes of excavation will not be measured for payment but will be considered subsidiary to those other pay items that appear in the bid schedule.  Culverts that are to be abandoned or that are removed at the Contractor's option in lieu of abandonment, will not be measured for payment but will be included in work paid for under Pay Item 202(1), Removal of Structures and Obstructions.

Delete the third paragraph and substitute the following:  Mail box installations will be paid for at the contract price per unit.  Such price shall be full compensation for removal, temporary relocation and final installation of mail boxes and newspaper tubes.

Add the following:  Item 202(23), Ground Water Well Abandonment, will be full compensation for each well decommissioned and will include all labor, equipment and materials necessary to complete the work.  No separate payment will be made for excavation, testing any excavated soil for contaminants, or providing the Hazardous Waste Professional.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

202(12)	Double Mail Box Installation	Each

202(23)	Ground Water Well Abandonment			  Each

(5/9/95)R112

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  DESCRIPTION.  Add the following: The existing asphalt surfacing may be salvaged for use as recycled asphalt material (RAM) and used as a substitute for crushed aggregate base course and/or emulsified asphalt treated base provided it is approved by the Engineer, allowed by the approved traffic control plan, and meets the requirements of Subsection 104-1.04, Rights In And Use Of Materials Found On The Work, Subsection 301-2.01, Materials, and Subsection 307-2.01, Aggregate.

Add the following:  This work shall include excavating ditch outs, constructing ditch dikes and other minor items of earthwork at locations shown on the plans.  Excavating special ditches shall consist of the final shaping of designated ditches and slopes for drainage by grading with a small dozer, motor grader, or other suitable means approved by the Engineer. This work shall also consist of testing contaminated material in accordance with Subsection 203-3.05 and removing and disposing of fuel-contaminated soils in accordance with Subsection 203-3.06.

203-2.03  UNCLASSIFIED EXCAVATION.  Add the following:  Excavation of that layer of organic soil lying above the mineral subsoil, unsuitable for embankment construction and commonly referred to as "stripping", shall be paid for as Unclassified Excavation.

Standard Modifications

203-2.05  BORROW.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B or C, respectively.

(5\12\89)M12

Special Provisions

203-3.01  GENERAL.  Add the following to the fifth paragraph:  Prior to obliterating the existing roadway, the existing pavement shall be removed and disposed of in accordance with Subsection 202-2.04, Removal of Pavement, Sidewalks, Curbs, Etc.

(11/19/93)R177

Add the following after the eighth paragraph: Topsoil which is to be removed from Right-of-Way Parcels No. 3 and No. 4 (W½ E½ NW¼ NE¼ and the E½ E½ NW¼ NE¼ of Section 27, T20N, R10E, SM, lying north of the Glenn Highway) shall be

used as directed by the Engineer to construct a berm immediately north of the right-of-way boundaries on both parcels.  The height and width of the berm shall be adjusted to contain the quantity of materials excavated.  Side slopes of the berm shall not be steeper than 2:1 ratio.  Embankment layer and density requirements are not applicable to this berm.  Finish work on the slopes of the berm shall be that ordinarily obtainable with a dozer.

Non-hazardous unsuitable materials that do not meet the requirements for Selected Material, Type C and excess usable excavation shall be used to fill the hole between the existing and new highways left from approximately Station 475+60 to Station 481+30 in accordance with details shown on the plans.  The Contractor shall assure that sufficient quantities of waste or excess excavation remain to fill this hole before disposing of waste at other locations.

Additional waste or unsuitable materials may be deposited at locations approved by the Engineer in worked out areas of MS 42-3-313-1, along non-wetland fills adjacent to State land, or on portions of the existing highway to be abandoned.  The tops of waste berms placed against embankments shall not extend to an elevation higher than 3.5 feet below the  adjacent roadway shoulder.

203-3.02  EMBANKMENT CONSTRUCTION.  Add the following after the first paragraph:  Ditch dikes shall be constructed with material meeting the requirements for Selected Material, Type C in Subsection 703-2.07.

On Page 95, add the following after the first sentence in the second full paragraph:  The Engineer may also require that soils permanently frozen to shallow depths in fill areas be cleared, stripped and allowed to thaw before placement of embankment materials.

On Page 96, delete the first sentence of the second paragraph, and substitute the following:  Roadway embankments shall be placed in horizontal layers not exceeding eight inches in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by one foot and transversely by 20 feet.

On Page 97, add the following after the first paragraph:  The relocated portion of the roadway embankment from Station 681 to Station 871 shall be constructed to the top of subbase (bottom of base course) elevation and allowed to stabilize for 180 calendar days before placement of the asphalt treated base course and paving layers.  This time shall be counted only from May 1 to October 31.

Standard Modifications

203-3.02  EMBANKMENT CONSTRUCTION.  On Page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible.

(5/7/91)M35

Special Provisions

203-3.02  EMBANKMENT CONSTRUCTION.  Add the following:  Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope-of-Work.

(9/1/89)R23

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL. Delete the second paragraph and substitute the following: Embankment material shall be compacted to not less than 95 percent of the maximum density. Maximum densities will be determined by AASHTO T 180, or ATM T-12. In place field densities will be determined by ATM T-3 or ATM T-11.

(4/14/95)R193

203-3.05  CONTAMINATED MATERIAL TESTING.  Add the following:  This work shall consist of testing soils for contaminants and hauling contaminated material to a remediation site, or remediating contaminated material on-site and disposing of the treated material.  This work shall also consist of temporarily stockpiling the contaminated material, if necessary.  All work shall be performed under the supervision of a Professional Hazardous Waste Firm and in accordance with the following:

1.	Monitoring Excavation for Contaminated Soil.  Petroleum contaminated soils have been identified adjacent to the right-of-way in the proximity of Station 603 and may be encountered during ditch and/or backslope excavation.  A professional Hazardous Waste Firm shall be provided by the Contractor.  That firm shall be in responsible charge of monitoring excavation activities and assuring that contaminated soils encountered during construction are disposed of according to appropriate regulatory requirements.

2.	Professional Hazardous Waste Firm.  The firm shall have a current Alaska Department of Environmental Conservation (DEC) approved Quality Assurance Program Plan (QAPP).  All work shall be in accordance with procedures detailed in the QAPP and a project specific testing plan approved by DEC.  The firm shall perform the following duties:

a.	Field monitor and direct all activities related to working within known or suspected contaminated areas.

b.	Prior to any work in the known contaminated area, submit for the Engineer's approval a DEC approved:

(1)	Site specific Quality Assurance Project Plan (QAPP).  This plan shall detail how the firm will identify and screen contaminants in the field, transport contaminated materials to the temporary disposal site and remediation location, identify the need for additional temporary stockpile locations, and detail the analytical methods to be used for determining the degree of contaminants in the soil.

(2)	Temporary Soil Stockpile Plan.  This plan shall identify where and how potentially contaminated soil would be stockpiled on-site until quantitative analyses are accomplished.  In addition, this plan shall detail what quantitative tests will be done, and how sampling of the material will be conducted.

c.	Characterize any contamination discovered during construction by techniques including, but not limited to, test pits, hand borings, and soil borings.

d.	Test the contamination levels in the soils and determine whether the soils can be disposed of as unclassified excavation.

e.	Prepare closure reports required by DEC regulations, and maintain "chain-of-custody" paperwork concerning disposal of the contaminated soil.

3.	Worker Health and Safety.  Prior to excavation of any soils identified as contaminated, the Contractor shall assure that all personnel working in the area of the potential contamination have received the State of Alaska Department of Labor Health and Safety Training.  The Contractor shall provide the Engineer with a list of all personnel that will be working within the area identified as being contaminated.

The Contractor shall perform all work according to a site health and safety plan which meets DEC and OSHA requirements.

The Contractor shall notify all personnel and subcontractors prior to their beginning work at the site that they will be working in an area identified as being potentially contaminated.

203-3.06  EXCAVATION OF CONTAMINATED MATERIAL.  Add the following subsection:  This work shall consist of removing and disposing of fuel contaminated soils encountered during construction.  Disposal of fuel contaminated soils shall be at a location approved by the Engineer.

1.	Determining Limits of Contaminated Soil.  The exact limits of petroleum contaminated soil that may be encountered within excavation limits in the proximity of Station 603 cannot be determined until the material is exposed.  Once exposed, such material shall be tested in accordance with Subsection 203-3.05, Contaminated Material Testing.  Testing will identify any contamination levels in the soils and determine whether those materials can be disposed of as unclassified excavation or whether special handling is required.

2.	Contaminated Soil Removal and Segregation.  The Professional Hazardous Waste Firm shall screen all material excavated in the suspected contamination area with a photoionization detector (PID) or other field screening devise to segregate non-contaminated soils from contaminated soils, and shall monitor and verify the contamination levels in the soils that are removed from the site for disposal.

In the event the Contractor must temporarily stockpile petroleum contaminated soil, a petroleum resistant bottom liner, water resistant top cover, and temporary fencing will be required.  The liner, cover and temporary fencing shall be provided by the Contractor.

3.	Transportation.  Petroleum contaminated soils that cannot be disposed of as unclassified excavation shall be transported to the designated temporary stockpile site of another location approved by the Engineer.  Transportation of contaminated soils treated off-site must be done in such manner to minimize the possibility of loss of materials during transport.  All contaminated soils must be transported as a covered load.

203-3.07 BLASTING REQUIREMENTS FOR EXCAVATION IN ROCK. Add the following subsection: Periodic geotechnical field inspections will be conducted by representatives of the Department as the backslopes of each cut are exposed, and when unfavorable geologic structure anomalies are encountered, specific recommendations on stabilization will be made. In the event the Contractor is required by the Engineer to revise a slope which has already been drilled and blasted according to specifications, the Contractor shall perform this work in accordance with Subsection 109-1.05,  Compensation for Extra Work.

Two weeks prior to any drilling or blasting in a cut, the Contractor shall submit a

blast plan to the Department for review. The blast plan shall provide the following information:

1.	Station limits of cut or lift.

2.	Drill hole diameter.

3.	Drill pattern and spacing diagram.

4.	Proposed delay sequence of the blast holes.

5.	Explosive per hole and per delay (lb.)

6.	Types of explosives being employed.

7.	Powder factor.

8.	Time of day and day of week.

Review of the drilling, blasting and excavation procedures by the Engineer shall not relieve the Contractor of his responsibility for the accuracy and adequacy of the plan for obtaining adequate breakage, using proper detonation procedures and following proper safety procedures prior to and after the blast.

The Contractor may adopt methods of control blasting and excavation which vary from those required herein, provided short demonstration sections are first used to prove the acceptability of such methods to the satisfaction of the Engineer.

If in the opinion of the Engineer, the methods of excavation required herein or adopted by the Contractor are unsatisfactory in that they result in excessive rock throw, or do not produce a uniform slope and shear face within the neatlines specified, the Contractor shall adopt revised methods, by drilling, blasting, and excavating short sections until a technique is developed that will produce the acceptable results.

Drill hole conditions may vary from wet or filled with water to a dry condition. The Contractor will be required to use whatever type of explosive and/or accessories necessary to accomplish the specified result.

Storage and handling of explosives shall be in accordance with Subsection 107-1.10, Use of Explosives.

The Contractor shall observe the entire blast area for 15 minutes following a blast to guard against rock fall before commencing work in the cut.

All rock that is loose, hanging, or creating a dangerous situation shall be removed during or upon completion of excavation as an integral sequence as each lift is excavated.

Material outside the planned neatline slopes which is unstable and constitutes potential slides in the opinion of the Engineer shall be excavated and removed. Such material shall be used in the construction of the embankment or disposed of as directed by the Engineer. The removal and disposal of slide and slipout material will be paid for at the contract unit price for Item 203(3), Unclassified Excavation if determined not to be the fault of the Contractor's methods.

For all cuts over ten feet in depth, the Contractor shall use pre-shearing along the lines of the cut slope face. This depth may be varied if field experience shows such variance will yield acceptable results.

Overburden stripping as shown on the plans shall be done before the associated pre-shear holes are drilled.

Material remaining eight inches or more inside neat line rock slopes will be removed by pre-shearing techniques or other methods approved by the Engineer unless specifically exempted for aesthetic, geological, or safety reasons by the Engineer.

1.	Pre-Shear Blasting. Pre-shearing shall consist of drilling holes on the plane of the final cut slope and loading each hole with a well distributed explosive charge and firing the holes simultaneously to create a crack along the plane of the final cut slope. The detonation of the pre-shear line must be before the detonation of all other blasting in the cut. Production holes will be detonated next and buffer holes will be detonated last.

Spacing of pre-shear blast holes shall be initially set at 24 inches center to center. If experience shows that a wider spacing will give acceptable results then the Contractor, with the approval of the Engineer, will be permitted to utilize that.  The maximum explosive charge shall be approximately equal to 0.1 pounds of Kleenkut E, Ira Split, Tovex T-1 or equivalent per square foot of final surface rock slope. Ammonium nitrate fuel oil type explosives shall not be used in pre-shear holes. These holes will be loaded and detonated 30 feet beyond the end of the worked lift or to the end of the cut, as applicable.  All pre-shear blast holes shall be stemmed full depth with sand or drill fines if initial results without stemming are considered inferior by the Engineer.  Where backbreak becomes a definite problem in the opinion of the Engineer, guide holes shall be drilled between the controlled blast drill holes. These shall be of the same diameter and in the same plane as the pre-shear blast holes and shall not exceed ten feet in depth. They shall remain unloaded.

2.	Buffer Blasting. Buffer holes shall be drilled approximately three feet out from the pre-shear holes and spaced three to five feet center to center. These holes will be drilled parallel to the final cut slope and the loads shall not exceed 50 percent of the average explosive loads in the nearest production holes.

3.	Production Blasting. In production blasting the amount of explosive per delay shall not exceed 500 pounds. This limit may be reduced or increased if ordered by the Engineer when the blast is in a position to damage equipment, utilities, or if other circumstances require a change. Production blast holes shall not be drilled closer than six feet to the pre-shear line. Where more than one lift is required, production holes shall not be drilled to an elevation lower than the pre-shear holes.

(9/1/89)R24

203-4.01  METHOD OF MEASUREMENT.  Add the following:  Special ditches will be measured for payment by the station along the centerline of the  ditch for each ditch so designated, constructed and accepted by the Engineer.

No deduction in the volume of unclassified excavation will be made for material salvaged within slope staked limits for use as embankment or base course.  Pavement materials salvaged from portions of the existing roadway to be abandoned will not be measured for payment.

Excavation for culvert inlet or outlet channels, construction of ditch dikes, and other minor items of excavation or shaping shown on the plans, will not be measured for payment but will be considered subsidiary to unclassified excavation, ditch lining, riprap or other related items of work appearing in the Bid Schedule.  Earth fill required for construction of ditch dikes shall be material meeting the requirements of Selected Material, Type C and included in quantities paid for under Pay Item 203(3).

Providing a hazardous waste professional to test for contaminated soils will not be measured for payment.  Testing soils to determine contamination will be measured for payment under Item 644(8), Contaminated Material Testing.

Item 203(28), Fuel Contaminated Soil Special Handling, will be measured for payment in accordance with Subsection 109-1.05, Compensation for Extra Work.

Standard Modifications

203-5.01  BASIS OF PAYMENT.  Change Pay Items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.

(5/12/89)M12

Special Provisions

203-5.01  BASIS OF PAYMENT.  Add the following:  Payment for the hazardous waste professional will be made under Item 644(8), Contaminated Material Testing.

Excavating and disposing of fuel contaminated soil will be paid for under Item 203(28), Fuel Contaminated Soil Special Handling.  The Contractor will be paid for authorized work in accordance with Section 109.

Payment for Special Ditches will be full compensation for furnishing all equipment, labor, tools and incidentals to provide the preparation, excavation and shaping necessary to complete the work.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

203(21)	Special Ditch	Station

203(28)	Fuel Contaminated Soil 	Contingent

Special Handling	  Sum

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 MATERIALS.  Delete this subsection in its entirety and substitute the following:  Bedding and backfill materials shall meet the requirements for Selected Material, Type A, as specified in Subsection 703-2.07, Selected Material.  Pipe bedding and backfill material shall also pass the three-inch sieve.

Selected Material, Type A pipe backfill shall extend a minimum of 12 inches above the pipe.  Excavated native material shall be utilized for the remainder of the trench backfill if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  All suitable material from structure excavation shall be used for bedding and backfill prior to using material from another source.

204-3.01  CONSTRUCTION REQUIREMENTS.  Add the following to the third paragraph:  Native material may be utilized for electrical conduit bedding and backfill outside the pavement structure if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Compaction may be as approved by the Engineer.  This material shall also meet the requirements of Section 660-2.01, Excavating and Backfilling, with the exception that the third paragraph is deleted.

(3/23/93)R25

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  MATERIALS.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements of Subsection 703-2.03, Aggregate For Base, Grading HF.

Add the following sentence to the first paragraph: The Contractor shall perform process control testing in accordance with Subsection 106-1.02 Local Material Sources.

Add the following after the first paragraph:  At the Contractor's option, recycled asphalt materials (RAM) may be substituted for crushed aggregate base course, inch for inch, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 1½-inch sieve and 95-100 percent by weight passing the one-inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| SIEVE | PERCENT PASSING BY WEIGHT |
| --- | --- |
| 1 | 100 |
| ¾ | 70-100 |
| _ | 42-90 |
| No. 4 | 28-78 |
| *** | *** |
| *** | *** |
| No. 100 | 3-22 |
| No. 200 | 2-12 |

301-3.03  SHAPING AND COMPACTION.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 80 psi (+5 psi) and the roller shall have a minimum operating weight per tire of 3,000 pounds.

301-5.01  BASIS OF PAYMENT.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, it will be paid for as Item 301(1), Crushed Aggregate Base Course, at the unit price shown on the Bid schedule for that item.

(2/8/95)R176

SECTION 306

ASPHALT TREATED BASE COURSE

THE SPECIAL PROVISIONS

OF THIS SECTION

HAVE BEEN DELETED

SECTION 307

EMULSIFIED ASPHALT TREATED BASE

Special Provisions

307-1.01 DESCRIPTION. Add the following: The Contractor shall perform process control testing in accordance with Subsection 106-1.02, Local Material Sources. The cost of furnishing and incorporating 6.0% of CSS-1 by weight shall be included in the price of the mix. If this percent is adjusted by the mix design, the amount paid for emulsified asphalt treated base will be adjusted by the contingency sum for asphalt emulsion.

307-2.01 AGGREGATE. Delete the second sentence of the first paragraph and substitute the following: The gradation of the base course material shall conform to the requirements of Subsection 703-2.03, Aggregate for Base, Grading EB. Aggregates shall be divided into a minimum of two crushed piles, one fine and one coarse prior to mixing.

307-2.01 AGGREGATE. Add the following: At the Contractor's option, recycled asphalt material (RAM) may be substituted for emulsified asphalt treated base course, inch for inch, at no change in the unit price if the following conditions are met:

1.	RAM shall be crushed or processed to 100% by weight passing the 1.5" sieve and 95 - 100 percent by weight passing the 1" sieve.

2.	The gradation of the extracted aggregate shall meet the following:

Sieve 		Percent passing by weight

1"			100

3/4"			70-100

No. 200		3- 10

3.	The asphalt content shall be greater than 3.0 percent by weight as determined by ATM T-16.

4.	CSS-1 emulsified asphalt cement shall be mixed into the crushed asphalt pavement prior to placement at the rate of 0.5% at an approved central mix plant. The cost of furnishing and installing this emulsion shall be included in the price of RAM.

5.	RAM shall be installed according to emulsified asphalt treated base specifications.

307-2.02 ASPHALT. Delete the first paragraph and substitute the following: The asphalt material shall conform to the applicable requirements of Section 702 for

CSS-1 emulsified asphalt. The emulsified asphalt cement may be conditionally accepted at the source if the Contractor provides a manufacture's certificate of compliance in accordance with Subsection 106-1.05, and test results of the applicable quality requirements of Section 702 before the material is shipped.

307-2.03 PORTLAND CEMENT. Delete this subsection, no portland cement shall be required.

307-3.01 MIXING. Delete Item 1. and substitute the following:

1.	Emulsified asphalt base material shall be mixed at an approved central mixing plant. The moisture content of the aggregate may have to be adjusted by adding water or drying the aggregate prior to application of the asphalt emulsion.

Add the following to the second paragraph of Item 2.: The Contractor shall calibrate the emulsion pump and aggregate delivery system before producing mix for payment. These results shall be submitted to the Engineer.

307-3.04 HAULING EQUIPMENT. Delete this subsection in its entirety and substitute the following: Trucks used for hauling shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department's Approved Products List. Diesel fuel or fuel oil shall not be used as an asphalt release agent.

307-3.05 SPREADING EQUIPMENT. Delete this subsection in its entirety and substitute the following: Asphalt pavers shall be used to spread emulsified asphalt treated base. Asphalt pavers shall be self-propelled units provided with a heated vibratory screed. Grade and cross slope shall be controlled through the use of automatic grade and slope control devices. The paver screed control system shall be automatically actuated by the use of an erected string line, mobile stringline (ski) on the high side of the paver at least 30 feet in length, or other approved grade follower. Grade control shall be used on either a) both the high and low sides or b) grade control on the high side and slope control on the low side.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation. The hopper shall be equipped with a distribution system to place the asphalt concrete mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture. Screed extensions used for paving a constant width shall be heated and vibrated. Auger extensions shall be within 1.5 feet of the screed extension on both sides.

The use of a Layton Box will be allowed on pathways and sidewalks.

307-3.06 ROLLERS. Delete this subsection in its entirety and substitute the following: The Contractor shall supply a minimum of 3 pneumatic rollers having a minimum operating weight of 10 tons. Static or vibratory steel wheel rollers may be required. The rollers shall be self propelled and capable of reversing without backlash.

307-3.08 COMPACTION. Delete this subsection in its entirety and substitute the following: Optimum density shall be determined in the field using a control strip where a roller pattern shall be developed. The optimum density will be determined by the Engineer using a nuclear densometer. Water may be needed to assist compaction of the RAM. A minimum of 6 coverages shall be made with the pneumatic roller specified.

Material on the grade shall be compacted until the density equals to or exceeds 98 percent of the density achieved in the control strip. The Contractor shall monitor the density with process control.

Delete Subsection 307-3.10 THICKNESS REQUIREMENTS and substitute the following:

307-3.10 SURFACE MAINTENANCE. After the emulsified asphalt treated base has been placed and compacted, the surface shall be maintained true to line and grade, and repaired until covered by the surface course. This shall be considered incidental to this work item. Traffic shall be controlled and speeds limited to 15 mph while driving on this surface until the emulsion has broken. The surface shall be allowed to cure 10 days before covering with the surface course

307-4.01 METHOD OF MEASUREMENT. Add the following to the second paragraph: The price adjustment applied to item 307(1) shall be the quantity difference between the suppliers invoices minus waste from the 6% included in item 307(1), multiplied by a unit price of $300 / ton.

307-5.01 BASIS OF PAYMENT. Add the following to the end of the first paragraph: If the Contractor elects to use RAM in lieu of manufactured emulsified asphalt treated base, the unit price shall remain unchanged.

Delete Pay Items No.307(2) and 307(3) and substitute the following:

Pay Item No.	Pay Item	Pay Unit

307(2)	Emulsified Asphalt Cement Price Adjustment	Contingent Sum

SECTION 309

CRUSHED ASPHALT PAVEMENT FOR BASE

DELETE

THIS

SECTION

THIS

PAGE

INTENTIONALLY

LEFT

BLANK

SECTION 401

ASPHALT CONCRETE PAVEMENT

THE SPECIAL PROVISIONS

OF THIS SECTION

HAVE BEEN DELETED

Add the following Section:

SECTION 406

SURFACE TREATMENT WITH HIGH FLOAT EMULSION

Special Provisions

406-1.01 DESCRIPTION. This work shall consist of the construction of a single-course Asphalt Surface Treatment (AST) in accordance with these specifications and in reasonable conformance with the lines shown on the plans. The Contractor shall perform process control testing in accordance with subsection 106-1.02.

406-2.01 ASPHALT MATERIALS. The asphalt material shall conform to the applicable requirements of Section 702 for HFMS-2s high float asphalt emulsion. The asphalt material may be conditionally accepted at the source if the Contractor provides a manufacture's certificate of compliance in accordance with subsection 106-1.05, and test results of the applicable quality requirements of Section 702 before the material is shipped.

406-2.02 AGGREGATES. Aggregates for cover coat material shall meet the requirements of subsection 703-2.03, Grading HF, except that the following quality requirements apply:

Percent of Wear			AASHTO T 96		50  max.

Degradation Value			ATM T-13			45  min.

Percent Fracture			ATM T-4			70  min.

Plasticity Index			AASHTO T 90		 3  max.

Sodium Sulfate Soundness		AASHTO T 104		 9% max.

(5 cycles)

The material may be accepted in stockpile at the source. The sampling location will be determined by the Engineer. Gradation shall be determined by ATM T-7. Aggregates produced from MS 42-3-313-1 (MP 115 pit) and aggregates generated from excavation within the project are NOT expected to meet the quality requirements.

406-2.03 SURFACE TREATMENT BLOTTER MATERIAL. Blotter material shall be a suitable clean sand. Unless otherwise required by the Engineer, all sand used as blotter material shall pass the No. 8 U.S. Standard Sieve, and have no more than 0.5% material passing the No. 200 sieve.

406-2.04 COMPOSITION OF SURFACE TREATMENT. The approximate quantities of materials per square yard shall be determined by the AST mix design in accordance with subsection 406-2.05, based on samples submitted in accordance with that subsection.

The following table specifies the tolerance allowed the Contractor for applying surface treatment material above or below the application rates determined by the AST design mix.

| Material | Estimated Application Rate | Tolerance |
| --- | --- | --- |
| HFMS-2s Asphalt | 0.75 gal. per sq. yd. | ±0.04 gal. per sq. yd. |
| Cover Aggregate | 75 lbs. per sq. yd. | ±2.5 lbs. per sq. yd. |

406-2.05 DETERMINE AST MIX DESIGN COMPOSITION. At least 15 days prior to the application of the AST, the Contractor shall submit a representative 65 pound sample of aggregate proposed for use on the project and a one (1) gallon sample of the high float asphalt emulsion proposed for use. The engineer shall determine the application rates for both asphalt and aggregate cover coat to be used on this project. Changes in application rates warranted by changes in aggregate gradation, source of aggregate, or high float emulsion supplier shall be submitted by the Contractor in the same manner as the original submittal.

CONSTRUCTION REQUIREMENTS

406-3.01 GENERAL.

1.	Longitudinal construction joints shall be allowed only at the centerline and shoulder marking.

2.	The work shall be done in a manner such that asphalt and cover material applications are completed full width by the end of each shift.

3.	The time between application of the asphalt material and application of the cover coat shall not be greater than 1.5 minutes or as directed by the Engineer. This time shall be kept as constant as possible, and shall be adjusted as needed to meet changing conditions.

4.	A prepaving meeting shall be held on the jobsite at least 5 days prior to start of paving, and the Contractor shall provide a list of the equipment to be used, production rates, procedures to deal with weather issues, and traffic control plans. A paving plan shall be submitted showing joints and sequence of paving.

406-3.02 WEATHER LIMITATIONS.

1.	The ambient air temperature shall be 50F or above before applying the emulsion. Temperatures shall be measured in the shade away from any heat source.

2.	The AST shall not be applied during periods of rain, fog, mist or imminent rain. Do not apply the AST when weather conditions prevent the proper penetration of the asphalt material and/or adhesion of the cover coat aggregate.

3.	Weather conditions shall be such that proper construction of the AST and adequate curing time is available prior to inclement weather or freeze-up. No AST shall be applied between August 15th and May 1st.

406-3.03 EQUIPMENT.

1. 	Distributor

The distributor shall apply asphalt material uniformly at the specified rate, from 0.5 to 1.0 gallon per square yard. The distributor shall be capable of applying on variable widths of surface up to half the lane width plus 6 inches with uniform pressure at varying speeds.

The distributor equipment shall include the following:

· Computerized control of liquid asphalt spread rates to automatically deliver specified delivery rates and capable of changing rates when directed to do so.

· Computer monitoring of spread rate, truck speed and distance traveled.

· A thermometer for measuring temperatures of the tank's contents,  readily visible from outside the truck cab.

· Each nozzle in the spray bar shall be turned to make the constant angle with the longitudinal axis of the spray bar that isrecommended by the manufacturer of the distributor. All nozzles in the spray bar shall be the same manufacture, type and size. The spray bar height shall provide triple overlap of the asphalt emulsion being applied bythe spray nozzles.

Before the application of asphalt, the Contractor shall ensure that the distributor meets the following requirements:

· The spray bar can be maintained at a constant height throughout the entire operation.

· Spray bar nozzles are clean and in good working condition.

· The spray bar has been provided with a positive shutoff to prevent  dribbling.

· The distributor is capable of maintaining a uniform speed.

Calibration and adjustment requirements will include:

· The distributor will be inspected by the Engineer prior to the commencement of the operation. Any adjustments and other requirements shall be performed prior to being used.

· The distributor shall be calibrated in accordance with the manufacturer’s recommendations. The Engineer may require the Contractor to prove the accuracy of the distributor. Any change in settings on the distributor after calibrating will require that the distributor be recalibrated.

· Calibration of the distributor will be done prior to commencing the asphalt application and any time thereafter if deemed necessary by the Engineer.

· Should any of the nozzles on the spray bar fail to provide a constant, uniform flow during the application of asphalt material, the distributor shall immediately cease application of the asphalt material. The distributor shall not be allowed to resume applying asphalt material until all of the nozzles are in good working order. Nozzle adjustments and/or repairs must be approved by the Engineer.

2. 	Aggregate Spreader

The aggregate spreader shall be capable of evenly applying cover coat material. The aggregate spreader shall be computer controlled to automatically maintain the specified delivery rate of cover coat material regardless of variations in machine speed. The spreader shall have a sufficient size feed system to maintain cover coat material in the spread hopper at all times. The spread hopper shall be equipped with augers or other approved equipment to prevent segregation of the cover coat materials.

Stopping the aggregate spreader to refill the receiving hopper will be permitted provided that the spreader is backed up at least 20 feet from the last cover coat application. Bumps at the end of the aggregate cover must be smoothed before proceeding. The aggregate spreader will be permitted to slow down to allow trucks to backup and discharge loads into the receiving hopper. The aggregate spreader shall be constructed to eliminate material segregation in the various hoppers.

Immediately before using the aggregate spreader on the project, the aggregate spreader shall be calibrated for the cover coat material to be applied. The forward speed of the aggregate spreader during calibration shall approximate the speed required to apply the cover coat material over the asphalt material and maintain a continuous operation with the distributer. The aggregate spreader shall be calibrated in accordance with the Manufacturer’s recommendations. The Engineer may require the Contractor to prove the accuracy of the aggregate spreader.

The aggregate spreader shall be recalibrated whenever directed by the Engineer. The calibration procedure will be observed by the Engineer each time it is done.

3. 	Rollers

A minimum of three 10 ton rollers shall be required. Two rollers must be self-propelled pneumatic rollers equipped with not less than seven tires staggered back and front, inflated to 80 PSI shall be utilized. All tires shall have equal pressure, and each roller shall be equipped with a suitable tire pressure gauge for checking tire inflation pressure.

4. 	Trucks

Trucks dumping aggregate into the spreader hopper shall be equipped with lips or attachments to the truck bed that prevent spillage of aggregate.

406-3.04 PREPARATION OF SURFACE.

1.	AST shall be applied on sections of grade fully shaped and compacted. Grade shall be approved by the Engineer prior to surface treatment. The Engineer may require preparation of the surface to include rolling with a steel wheeled soil compactor immediately prior to application of asphalt materials. The Contractor shall not leave windrows of materials on or adjacent to the surface treatment area that may impede drainage.

2.	AST shall be applied only when the prepared surface is dry or very slightly damp and when rain or fog is not present or imminent. Surface dampening may be required by applying a fine spray to the prepared surface.

406-3.05 APPLYING ASPHALT MATERIAL.

1.	The length of spread of asphalt material shall not be in excess of that which can be covered by aggregate in less than 1.5 minutes.

2.	At no time shall any equipment or vehicles be allowed on sprayed asphalt prior to cover coat application.

3.	The spread of asphalt material shall not be more than 6 inches wider than the width covered by the cover coat material from the spreader. Under no circumstances shall operations proceed in such a manner that asphalt material will be allowed to chill, set up, dry, or otherwise impair retention of the cover coat.

4.	The distributor, when not spreading, shall be parked so that the spray bar or mechanism will not drip asphalt material on the surface of the roadway.

5.	Application temperature of asphalt material shall be between 140-160 F or as directed by the Engineer.

406-3.06 APPLICATION OF COVER COAT MATERIAL.

1.	The cover coat aggregate shall be moistened or dried to achieve 2%-5% moisture content at the time of application. The moisture content of the aggregate shall be monitored by the Contractor's process control. If the moisture becomes too high for a uniform application, the contractor shall stop until this is corrected.

2.	Spread cover coat within 1.5 minutes after application of the asphalt material or, depending on weather conditions, as otherwise directed by the Engineer. Joint construction may require leveling the cover coat by hand prior to rolling.

3.	Immediately after cover coat material is spread, any deficient areas shall be covered by additional material. Pneumatic tire rollers shall be operated at a maximum speed of 5 miles per hour. Pneumatic tire rolling for the full width of the aggregate shall begin immediately after placement of cover coat material and shall continue until at least six coverages are obtained or until cover material is bound tightly, to the satisfaction of the Engineer.

4.	Spreading shall be accomplished in such a manner that the tires of the trucks or aggregate spreader at no time contact the uncovered and newly applied asphalt material.

5.	Sweeping of excess cover coat material shall be performed as directed by the Engineer. This sweeping of loose aggregate and watering to control dust shall be paid according to the unit price listed in Section 643.

406-3.07 APPLICATION OF BLOTTER MATERIAL. Due to weather, construction and/or materials problems, it is possible that the finished surface treatment may become unstable. To minimize development of damage to the surface, blotter material may be required. Blotter material shall be applied as directed by the Engineer and immediately rolled with a pneumatic-tired roller (as described above) with tire pressures adjusted to 90-100 psi.

406-3.08 TRAFFIC CONTROL. Construction equipment shall not operate at speeds exceeding 15 miles per hour on a freshly applied surface treatment, for a period of up to 24 hours, as directed by the Engineer.

Unless otherwise specified, the highway shall be kept open to traffic at all times. No traffic is allowed on freshly sprayed asphalt. As soon as the final AST layer is rolled, controlled traffic may be permitted to operate on the AST surface. Traffic on the AST shall be controlled by pilot cars at a speed not to exceed 15 miles per hour for a period of 2 to 24 hours, as directed by the Engineer.

406-4.01 METHOD OF MEASUREMENT. Asphalt material and cover coat material will be measured by the ton in accordance with Section 109.

Surface treatment blotter material and water used for aggregate moisture control and surface preparation will not be measured for payment. These items will be considered subsidiary obligations.

Sweeping excess cover coat and watering to control dust shall be paid according to the unit prices in Section 643.

406-5.01 BASIS OF PAYMENT. The accepted quantities of surface treatment will be paid for at the contract price per ton for asphalt material and per ton for cover coat material, complete in place.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

406(1)	HFMS-2s Asphalt	Ton

For Surface Treatment

406(2)	Cover Coat Material	Ton

For Surface Treatment

NOTE:

Pages 81 through 92 have been deleted.

SECTION 501

STRUCTURAL CONCRETE

Standard Modifications

501-3.01  PROPORTIONING.  Under Item 1., Determining the Proportions and Batch Weights, add the following to the second paragraph:  Material properties shall be determined in accordance with the following test methods:

| Property | Test Method |
| --- | --- |
| Slump | AASHTO T 119 |
| Air Content | ATM T-8 |
| Compressive Strength | AASHTO T 22 |
| Unit Weight | AASHTO T 121 |
| Cement Content | AASHTO T 121 |

(7/2/93)M51

Special Provisions

501-3.01  PROPORTIONING.  Revise this subsection as follows:  In Table 501-1 Class of Concrete, under the category Coarse Aggregate Gradation, AASHTO M43, provide either the No. 57 or the No. 67 gradation for Classes A, S and W concrete.  (9/1/89)R37

501-3.02  BATCHING.  Add the following to Item No. 5, Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, moisture contents of the various aggregates and the individual truck water meter reading when batched, with each truck load or batch of concrete supplied.  (7/2/93)S54

501-3.06  PLACING CONCRETE.  Replace the last sentence of Item 2. Pumping Concrete with the following:  Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete as directed.  (7/2/93)S65

501-4.01 METHOD OF MEASUREMENT.  Delete the fourth paragraph in its entirety and substitute the following: Furnishing and installing reinforcing steel, grating, anchor bolts and miscellaneous hardware included in the completed and accepted structures shall be subsidiary to the cost of Class A Concrete.

SECTION 503

REINFORCING STEEL

Standard Modifications

SECTION 503-3.05 SPLICING.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.

(5/12/89) M17

SECTION 602

STRUCTURAL PLATE PIPE

Special Provisions

SECTION 602-5.01 BASIS OF PAYMENT.  Delete Pay Item No. 602(2) and substitute the following:

Pay Item No.	Pay Item	Pay Unit

602(2)	Aluminum Structural Plate Pipe Arch,	Linear Foot

Span 810, Rise 64, 12 Gage

Crown and Haunch, 8 Gage Invert

SECTION 603

CULVERTS AND STORM DRAINS

Special Provisions

603-1.01 DESCRIPTION.  Add the following:  This work shall also consist of installing culvert marker posts

603-2.01  MATERIALS.  Add the following to the list of materials:

Corrugated Polyethylene Pipe			706-2.07

In the second paragraph, Add "Corrugated Polyethylene Pipe (24-inch maximum diameter for storm sewer systems)" to the list of options allowed under Item 603(17) and delete "Reinforced Concrete Pipe and Reinforced Plastic Mortar Pipe" from the list

Add the following to the last paragraph:  Heights of cover for corrugated polyethylene pipe shall be the same as for aluminum culvert pipe except the minimum cover shall be two feet.

Add the following:  Culvert marker posts shall meet the requirements of Subsection 730-2.05, Delineator Posts, for Item 2., Flexible Posts.  The color shall be blue with no other markings.  The 2½-inch by 72-inch post shall be rectangular in cross section with reinforcing ribs capable of a minimum bending radius of nine inches.

603-3.04  JOINING PIPE.  Delete the last sentence of numbered Paragraph 1., and substitute the following:  Bands for corrugated metal pipe with diameters greater than 30 inches shall ***

*** conform with the “levee” band detail shown on the plans.

**	***

Add the following paragraph:  Polyethylene pipe couplings shall be corrugated to match the pipe corrugations and their width shall not be less than one-half the nominal pipe diameter.

603-3.06  CULVERT MARKER POSTS.  Add the following Subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts,

or as directed by the Engineer.  Forty two inches of post shall remain above the ground after driving.

603-4.01  METHOD OF MEASUREMENT.  Add the following:  Culvert marker posts and debris grates will not be measured for payment but shall be subsidiary to culvert pipes.  Thirty six-inch and smaller diameter pipe elbows will not be measured separately for payment, but will be included in the length measurement for pipe.  Bends for pipes larger than 36-inch diameter and pipe reducers will be measured by the number of units installed.

603-5.01  BASIS OF PAYMENT.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

603(15-48)	Corrugated Aluminum Pipe Elbow,	Each

Three Piece, 48-Inch Bituminous Coated,

Paved Invert, 10 Gage

603(22)	24-Inch Corrugated Polyethylene Pipe	Linear Foot

603(25)	Pipe Reducer, Three Piece,	Each

36-Inch to 24-Inch

603(32)	__-Inch Ribbed Polyethylene Pipe	Linear Foot

603(33-48)	48-Inch Bituminous Coated,	Linear Foot

Paved Invert, Corrugated Aluminum Pipe,

10 Gage, 3-Inch x 1-Inch Corrugations

SECTION 604

MANHOLES AND INLETS

Standard Modifications

604-2.01  MATERIALS.  Add the following to the list of materials:

Flexible Watertight Gaskets					705-2.05

(7/2/93)M52

Special Provisions

604-3.01  CONSTRUCTION REQUIREMENTS.  Delete the first sentence in the third paragraph and substitute the following:  Invert channels shall be constructed in all manholes.

604-5.01  BASIS OF PAYMENT.  Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

604(1C)	Storm Drain Manhole, Type III	Each

SECTION 605

UNDERDRAINS

Special Provisions

605-1.01  DESCRIPTION.  Add the word “geotextile” after "porous backfill material".

Add the following : This work shall also include furnishing and installing fin drains, fin drain cleanouts, non-perforated pipe to daylight fin drains and flexible marker posts.

Add the following:  Soils investigations for this project indicate that wet subgrade conditions may be encountered along the relocated portion of the project from approximately Station 690 to Station 870.  These locations are not specifically identified in the plans.  Quantities of perforated pipe underdrain, fin drain and non-perforated corrugated polyethylene pipe are included for use, if needed, at unspecified locations to be installed if and where authorized by the Engineer. Underdrain will be installed at the locations and elevations specified in the authorizing directives.  A change order will not be required to authorize installation of pipe underdrains or fin drains.  Use or non-use of these materials will not be cause for adjustment in the contract unit prices bid for underdrain items.

605-2.01  MATERIALS.  Add the following:

Geotextiles						729-2.02

Geocomposite Drain				729-2.04

Add the following:  Fin drain shall consist of the following components

1.	Perforated corrugated polyethylene pipe meeting the requirements of AASHTO M-252.

2.	Geocomposite drain vertical member manufactured from synthetic, nonbiodegradable material meeting the requirements of Subsection 729-2.06, Geocomposite Drain.

3.	Drainage geotextile meeting the requirements of Subsection 729-2.02, Subsurface Drainage and Riprap Liner.

4.	Backfill meeting the requirements of Subsection 703-2.10, Porous Backfill Material.

The fin drain pipe and geocomposite drain shall be equal in length.  Fin drain pipe that is slotted longitudinally to allow for the connection with the geocomposite drain shall not be used.

Cleanout pipe and pipe to daylight the fin drain shall be non-perforated corrugated polyethylene pipe meeting the specifications of AASHTO M-252.

Cleanout marker posts shall meet the requirements of Subsection 730-2.05, Delineator Posts, for Item 2., Flexible Posts.  The color shall be blue with no other markings.  The 3¾-inch by 72-inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of nine inches.  Forty-two inches of post shall remain above the ground after driving.

605-3.01  PIPE INSTALLATION.  Add the following after the first paragraph:  Porous backfill material placed in infiltration gallery trenches for development of water supply sources shall be totally enclosed within subsurface drainage geotextile material so as to entirely encase the pipe and trench backfill before covering with unclassified or borrow backfill materials.

605-3.04 FIN DRAIN INSTALLATION.  Add the following subsection:  Fin drain pipe shall be installed as specified in Subsection 605-3.01, Pipe Installation.  Pipe to daylight the fin drain shall be non-perforated corrugated polyethylene pipe of the same diameter as the fin drain pipe.

The geocomposite drain shall be installed in accordance with the manufacturer's recommendations.

The geocomposite drain and the perforated pipe shall be totally enclosed in drainage geotextile.  The drainage geotextile shall be attached and overlapped as recommended by the geocomposite drain manufacturer.

605-4.01  METHOD OF MEASUREMENT.  Add the following: Fin drains will be measured by the linear foot of pipe.

Cleanout pipe and flexible marker posts will not be measured for payment.

Pipe to daylight the fin drain using non-perforated corrugated polyethylene pipe will be measured by the linear foot of pipe.

Underdrains, fin drains, non-perforated pipe and cleanouts installed in infiltration galleries for development of water supply systems will not be measured for payment under Section 605 but will be included in work authorized for Pay Item 627(11), Water Systems.

605-5.01  BASIS OF PAYMENT.  Add the following: No separate payment will be made for excavation, backfill, geocomposite drain, drainage geotextile, cleanout pipe, or flexible marker posts.  These items will be subsidiary to the fin drain pay item.

Add the following:  Payment for pipe underdrains or fin drains installed in infiltration galleries for development of water supply systems will be measured and paid for as provided in Section 627, Water Systems.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

605(7-6)	6-Inch Fin Drain	Linear Foot

605(8-6)	6-Inch Non-Perforated	Linear Foot

Corrugated Polyethylene Pipe

(4/12/95)R44

SECTION 606

GUARDRAIL

Special Provisions

606-1.01 DESCRIPTION. Add the following: This work shall also consist of installing slotted rail terminals at the locations shown on the plans.

606-2.01 MATERIALS. Add the following: Slotted Rail Terminals shall be SRT-350's manufactured by Syro, Inc., Western Division, P. O. Box 99, Centerville, Utah  84014.  Telephone (801) 292-4461.

Flexible markers shall have yellow reflective sheeting and be one of the following types or equivalent:

1.	"Guardrail Delineator Post" manufactured by Carsonite International, 2900 Lockheed Way, Carson City, Nevada 89701.

2.	"Guardrail Delineator" manufactured by Safe-Hit Corporation, 1930 West Winton Avenue, Building 11, Hayward, California 94545.

3.	"Flex-o-Guide", Model EY426 manufactured by Flexible Safety Zoning Company, 4152 Warren Avenue, Hillside, Illinois 60162.

606-3.01 POSTS. Add the following: The foundation type for the slotted rail terminal posts shall be the steel post embedment for soil or concrete as shown on Standard Drawing G-18.S.

606-3.02 RAIL ELEMENTS. Add the following: Guardrail elements shall be factory bent for all radii less than 75 feet.  Rail elements for Slotted Rail Terminals shall be installed per the manufacturer’s recommendations.

606-3.06 FLEXIBLE MARKERS.   Add the following subsection: For each Slotted Rail Terminal, a flexible marker shall be attached to the extreme piece of rail. The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer. The flexible markers shall have a minimum of 21 inches of marker extending above the top of the guardrail. The reflective tape shall face the nearest oncoming traffic.

606-3.07 EMBANKMENT WIDENING. Add the following subsection: Embankment widening for guardrail end treatments shall be constructed of Selected Material, Type A in accordance with Section 203.

606-3.08 LENGTH OF NEED VERIFICATION. Add the following subsection: After shaping the slopes and staking all proposed guardrail locations, the Contractor shall notify the Engineer to field verify the beginning and ends. The staked location of the guardrail will be approved by the Engineer prior to installation. The Engineer may determine that additional guardrail is necessary, and the Contractor shall comply without delay.

606-4.01 METHOD OF MEASUREMENT. Delete the third paragraph and replace with the following: Slotted Rail Terminals will be measured per each installation which shall include all labor, equipment and materials.  Materials for the Slotted Rail Terminals include the anchor cable assembly, terminal posts, terminal end, rail elements, standard posts, blocking, flexible marker, and all associated hardware necessary to install the 37.5-foot terminal.  These items will not be measured for payment.

606-5.01 BASIS OF PAYMENT. Add the following: Selected Material, Type A will be measured and paid in accordance with Section 203.

Delete  Pay Item 606(1).  Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

606(1)	W-Beam Guardrail, Type I Post	Linear Foot

606(27)	Slotted Rail Terminal	Each

(4/25/96) ST

SECTION 607

FENCES

Special Provisions

607-1.01  DESCRIPTIONS..  Add the following: Gates shall be Type 2, conforming with details on Standard Drawing F-04.01.  Two drive gates will be required to fit each 12-foot opening.

607-3.01 CONSTRUCTION REQUIREMENTS.  Add the following: Barbed wire fences shall consist of four strands of galvanized barbed wire fastened to metal posts.

SECTION 609

CURBING

Special Provisions

609-2.01 MATERIALS. Delete the second paragraph and substitute the following: Concrete for curbing shall conform to Section 501, Structural Concrete, Class A, except that Subsection 501-3.02 Batching is modified as follows:

Under item 3. Aggregates, delete the third paragraph.

609-3.01 CAST-IN-PLACE CONCRETE CURBING. Add the following to the seventh paragraph: Concrete placed by the extrusion or slip-form process shall have a slump of less than two inches.

(5/1/95)R202

SECTION 610

DITCH LINING

610-5.01 BASIS OF PAYMENT.  Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

610(4)	Ditch Lining	Square Yard

SECTION 611

RIPRAP

Special Provisions

611-1.01  DESCRIPTION.  Add the following:  The work shall also consist of constructing a bed course layer of specified material beneath the layer of rock.

611-2.01  MATERIALS.  Add the following:  Geotextile for erosion control to be installed under riprap shall meet the requirements of Section 631.

Add the following:  Bed course material to be placed beneath riprap layers shall conform with the requirements for Selected Material, Type A as specified in Subsection 703-2.07, and shall also pass the 3-inch sieve.

611-3.01  CONSTRUCTION REQUIREMENTS.  Add the following after the first sentence:  Bed course materials shall be placed in uniform layers of not more than six inches in depth and compacted in accordance with Subsection 203-3.03.

611-4.01  METHOD OF MEASUREMENT.  Add the following:  Bed course for riprap shall be included in the quantity of material measured and paid for as Pay Item 203(6A), Borrow, Type A in accordance with the requirements of Section 203.

SECTION 614

SURVEY MONUMENTS AND MONUMENT CASES

Special Provisions

614-2.01 MATERIALS.  Replace Item No. 1 with the following:

1.	Survey Monuments.  Unless otherwise shown on the Plans, a primary monument to be established as a part of the project shall have a minimum two-inch diameter nonferrous pipe at least 30 inches long, with a minimum four-inch flange at the bottom.  A minimum 2½-inch diameter nonferrous metal cap must be permanently attached to the top.  The cap shall be marked around the outside edge with the words “STATE OF ALASKA DOT&PF”.  Magnets must be attached to the top and bottom of the monument pipe.  Every monument must be permanently stamped with the year set, the surveyor’s registration number , and the point/corner identification.  This data must be oriented so that the data may be read when the reader is facing north, except for centerline monuments which will be oriented so as to be read facing up-station.

614-3.01 CONSTRUCTION REQUIREMENTS.  Add the following: Unless otherwise shown on the plans, survey monuments, property markers/corners or accessories which will be disturbed, buried, or removed, shall be referenced and reestablished in their original position (A.S. 19.10.260) and recorded (A.S. 34.65.040).  See Section 642 for requirements for submitting a State of Alaska land Survey Monument Record for these monuments.

(4/25/96) N

614-5.01  BASIS OF PAYMENT.  Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

614(5)	Install Secondary Monument	Each

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01  DESCRIPTION  Add the following:  This work shall also consist of furnishing and installing warning signs for culvert thaw wire installations.

615-2.01  MATERIALS.  Add the following to the end of the first sentence of the fifth paragraph:  "and the Alaska Traffic Manual."

Delete Paragraphs 7 and 8 (the fourth and fifth paragraphs on Page 315) and substitute the following:  Sign posts and bases shall be of the types specified.  Structural aspects of design and materials for sign supports shall comply with the AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals.

Concrete for steel-reinforced slip base and breakaway foundations shall conform to Section 501, Structural Concrete, Class A, except that Subsection 501-3.02 Batching is modified as follows:

Under item 3. Aggregates, delete the third paragraph.

Concrete for other sign foundations may be Class W.

Add the following to the end of the first sentence of the fifth paragraph:  "and the Alaska Traffic Manual."

615-3.01  CONSTRUCTION REQUIREMENTS.  Add the following to the sixth paragraph:  When existing signs are to be salvaged the remaining foundation shall be removed, abandoned in place, or if located within the roadway structural section shall be disposed of in a manner as approved by the Engineer.  If they are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than one foot below roadway subgrade or unimproved ground, whichever applies.  All signs and posts at a single installation shall be considered as one unit.

Add the following after the sixth paragraph:  Salvaged sign panels shall be delivered to the State Maintenance Yard in Palmer.

615-3.02  SIGN PLACEMENT AND INSTALLATION.  Add the following:  Existing signs shall not be removed without authorization from the Engineer.  They shall be kept in service until either the new signs have been installed, or they are no longer needed.  As the work progresses, if their locations do not conform to Standard Drawing S-05, they shall be reinstalled at locations approved by the Engineer.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign.  Installation dates shall be written in the format of month/day/year, using black permanent marker, with numbers a minimum of three inches in height, so as to be readable from the roadside after installation.

615-4.01  METHOD OF MEASUREMENT.  Add the following to the second paragraph: Concrete used for sign bases will be considered subsidiary to other work under this section and will not be measured for payment.

Add the following  Furnishing and installing warning signs for culvert thaw wire installations will not be measured for payment but shall be subsidiary to Pay Items 661(2A), Load Center, Type 2, Single Line and 661(2B), Load Center, Type 2, Double Line.

615-5.01   BASIS OF PAYMENT.  Add the following:   Payment for keeping existing signs in service until they are no longer needed, or temporarily relocating existing signs, will not be paid for directly, but will be subsidiary to Item 615(1), Standard Signs.

(5/1/95)R50

SECTION 616

CULVERT THAW PIPE AND THAW WIRES

Delete this section in its entirety and substitute the following:

Special Provisions

SECTION 616

CULVERT THAW WIRES

616-1.01  DESCRIPTION.  This work consists of furnishing, fabricating and installing electric thaw wire systems, including all associated heat cables, conduit, mounting, entry posts and exit posts, in conformance with the plans.

616-1.02  EQUIPMENT LIST(S) AND DRAWINGS.  The Contractor shall submit for review and approval, within 30 days following award of the contract, eight collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following:

1.	For materials on the Approved Products List:  A description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  Catalog cuts that include the manufacturer's name, type of product, size, model number, conformance specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

Questions concerning products included on the Approved Products List shall be referred to the Engineer.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

616-2.01 MATERIALS.  All electrical materials, devices, fittings and hardware shall bear the approval of the Underwriters Laboratories, Inc., and shall conform to the standards of the National Electrical Manufacturer's Association (NEMA).

Materials shall also conform with the following subsections of the Standard Specifications:

Conduit						660-2.05

Junction Boxes				660-2.06

Conductors						660-2.08

Wiring						660-2.09(A)

Galvanizing						660-2.14

Treated Wood				714-2.01

616-2.02  WOODEN POSTS.  Wooden posts shall be construction grade, 6" x 6" nominal dimension S4S Douglas Fir, Hem-Fir, Western Larch, Western Hemlock, Mountain Hemlock or Southern Pine conforming to "Standard Grading and Dressing rules, West Coast Lumber Inspection Bureau."  The posts shall be treated in accordance with Section 714.

616-2.03  ELECTRICAL MATERIALS.  All fittings and miscellaneous conduit hardware shall be compatible with the rigid conduit furnished and installed.

All terminals shall be sized in accordance with the amperage ratings of the conductor used, and be suitable for termination of copper and aluminum conductors.

616-2.04  HEAT CABLES.  Heat cables shall be UL listed self-regulating heat trace with 16 AWG buss wire, self-limiting conductive core, water resistive jacket, tinned-copper or stainless steel metallic braid, and fluoropolymer overcoat.  Heat cables shall allow field cutting and terminating.  The rating of the heat cable shall be five watts per foot at 50 deg F with a maximum startup current of 0.09 amps per foot at negative 20 deg F.  The heat cables shall operate at 240 VAC.

616-2.05  ENTRY AND EXIT POST ASSEMBLIES.  All boxes and condulets shall be galvanized cast iron or corrosion resistant alloy with threaded hubs.  Pilot lights shall be 240 VAC rated and of a type to match box.

616-2.06  FITTINGS AND HARDWARE.  Fittings and hardware shall conform to the following:

1.	Bolts and nuts shall conform to ASTM A 307.  All bolts and nuts shall be galvanized in accordance with AASHTO M 232.

2.	All pipe and fittings shall be galvanized and conform to ASTM A 120.

3.	Pipe hangers shall be Grade 35018 malleable iron conforming to ASTM A 47.  All pipe hangers shall be galvanized in accordance with AASHTO M 111.

4.	Conduit to be installed in polyethylene pipe culverts, and to entry and exit posts associated with polyethylene pipe culverts, shall be hot dipped galvanized steel conduit with 40 mil PVC exterior coating, urethane interior coating, and urethane coating over threads.  All fittings, couplings, and boxes associated with the PVC coated conduit shall be of the same construction and of the same manufacturer as the conduit.  Conduit and fittings shall be installed per the manufacturer's recommendations.

616-3.01  CONSTRUCTION REQUIREMENTS.  All work for the installation as specified under this section shall comply with the National Electric Safety Code and with all applicable requirements and recommendations of the latest edition of the National Electric Code as last amended and adopted by the local authority having jurisdiction.

Where required on the plans, the Contractor shall install single line or double line load center assemblies, as specified and paid for under Section 661, Electrical Load Centers.

All thaw wires, branch circuits and control power shall be protected by Class B ground fault circuit interrupting circuit breakers.

The Contractor shall furnish the Engineer with circuit and wiring diagrams.  The diagrams and all warranties and guarantees provided by the manufacturers shall be delivered to the Engineer prior to acceptance of this work.

616-3.02  EXCAVATING AND BACKFILLING.  Excavating and backfilling shall be performed in accordance with Subsection 660-2.01 of the Standard Specifications.

616-3.03  GROUNDING.  Grounding and bonding shall be in accordance with Subsection 661-3.03.

616-3.04  THAW WIRE INSTALLATION.  Heat cable terminations and power connections shall be made in boxes.  Such terminations and connections shall be waterproof.  Secure the cables in dead-end raceways in accordance with the manufacturer's recommendations to ensure that the cables remain in place after installation.

616-3.05  TESTING.  Tests shall be performed in accordance with Subsection 660-2.13, Field Tests, of the Standard Specifications, and as indicated below.

Heat cable insulation resistance and continuity shall be tested:

1.	When the cable arrives at the job site.

2.	After the installation is complete.

616-4.01  METHOD OF MEASUREMENT.  When a linear quantity is shown in the bid schedule for Culvert Thaw Wire Installation, the length to be measured shall be the length of the heated sections complete in place, including all incidentals necessary to complete the work.

Hardware and fittings, entry post assemblies, exit post assemblies, and unheated sections of wire and conduit will not be measured for payment but shall be subsidiary to Pay Item 616(3).

616-5.01  BASIS OF PAYMENT.  The accepted quantities as measured above will be paid for at the contract unit price, per unit of measurement, for the pay items listed below that appear in the bid schedule.  Termination of field wiring shall be subsidiary to those pay items of work.

Payment of any fees required by the local authority for electrical inspections and the costs of correcting any deficiencies noted during inspections shall be considered subsidiary to work performed under Section 616.

Load centers will be measured and paid for under Section 661, Electrical Load Centers.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

616(3)	Culvert Thaw Wire Installation	Linear Foot

SECTION 618

SEEDING

Special Provisions

618-1.01  DESCRIPTION.  Delete this subsection and substitute the following:  All new or disturbed slopes 2:1 or flatter, and any other areas directed by the Engineer, shall be  overlaid with topsoil and seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, fertilizer and water.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01  MATERIALS.  Add the following to the list of material specifications:

Mulch						Subsection 727-2.01

618-3.01  SOIL PREPARATION.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be accomplished as soon as the stripped material is placed on the slopes.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is adjacent to wetlands, the equipment performing this operation must be kept entirely on the slope and must not encroach on the wetlands.

618-3.03  APPLICATION METHOD.  In the first sentence of Subparagraph b., under numbered Paragraph 1., Hydraulic, delete the following:  ", Item 619(1), and/or limestone, Item 618(4)".

In Subparagraph b. under numbered Paragraph 2., Dry Methods, delete "and limestone" and substitute "rate" for "rates".

Add the following:  Seed, mulch and fertilizer shall be applied as follows per 1,000 square feet.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  If the hydraulic method for seed and mulch is used, it shall be made in one application.  All fertilizer shall be applied by the hydraulic method.

| Item | Ingredients | Application Rate (Per MSF) |
| --- | --- | --- |
| Seed Mix | Bering Hair Grass (Norcoast) Red Fescue (Arctared) Alyeska Polargrass | 0.40 lbs. 0.40 lbs. 0.20 lbs . Total = 1.00 lbs. |
| Mulch | - | 35.0 lbs. |
| Fertilizer | 20-20-10 | 12.0 lbs. |

The Contractor shall not remove the required tags from the seed bags.

618-3.04  MAINTENANCE OF SEEDED AREAS.  Add the following:  A reapplication of fertilizer shall be applied with water between May 15th and July 1st of the year following seeding at a rate of one-half the initial application.

At least two waterings shall be done in the second growing season at least one week apart and one week after fertilization between May 15th and July 1st.

618-4.01  METHOD OF MEASUREMENT.  Delete the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (dry measure) accepted in place.  The amount of fertilizer, mulch and water for application used in this work, including any required reseeding, will be subsidiary to this item and will not be measured separately for payment.

Delete the last paragraph.

618-5.01  BASIS OF PAYMENT.  Add the following:  Fertilizer, mulch and water for application, including any required reseeding, will not be paid for directly, but will be subsidiary to seeding.

The work described under Subsection 618-3.01, Soil Preparation, will not be paid for directly but will be subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to seeding.

(10/1/91)R52

SECTION 619

SOIL STABILIZATION

Special Provision

619-2.01  DESCRIPTION.  Add the following: This work also includes the furnishing, application and maintenance of hydraulically applied soil stabilization matting.

619-2.01  MATERIALS.  Add the following:

Bonded Fiber Matrix				727-2.04

619-3.02  APPLICATION.  Add the following:  Hydraulically applied soil stabilization matting shall contain the seed and fertilizer specified in Section 618, Seeding.  It shall be applied at the rate of 3,000 lbs/acre or in accordance with the manufacturer's written recommendations and application parameters. Where hydro matting is required by the plans on 1½:1 cut or fill slopes 20 feet or more in height, the slopes shall be stabilized as the faces are exposed, as practical, in accordance with the NPDES Storm Water Pollution Prevention Plan.

Slopes with lateral seeps shall be allowed to dry before treating with hydro matting.  Treatment of such areas may be deferred until the end of slope finishing unless there is risk of a major failure.  In such event, the Engineer will direct repairs to be made by redressing and hydro matting, by rock buttressing, or by other means in accordance with Section 641.

619-3.03  MAINTENANCE AND REPAIR.  Add the following:  Hydraulically applied soil stabilization matting shall also be maintained and repaired in accordance with the manufacturer's written recommendations and Subsection 618-3.04, Maintenance of Seeded Areas,  or as directed by the Engineer.

619-4.01  METHOD OF MEASUREMENT.  Add the following:  The unit price for Item 619(3), Hydro Matting, shall include seed and fertilizer at application rates specified in Section 618.

619-5.01 BASIS OF PAYMENT.  Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

619(3)	Hydro Matting	Square Yard

Add the following:

There shall be no adjustment to price in the event that weather, soil conditions or other conditions preclude the use of hydro matting.

SECTION 620

TOPSOIL

Special Provisions

620-1.01 DESCRIPTION.  Delete the first paragraph and substitute the following:  This work shall involve spreading topsoil consisting of suitable surface soil material stripped during roadway excavation.

620-2.01 MATERIALS.  Delete in its entirety and substitute the following: Topsoil shall conform with the requirements of Section 726.

SECTION 621

PLANTING TREES AND SHRUBS

Special Provisions

621-1.01 DESCRIPTION.  Add the following: Planting locations will be staked by the Engineer.  This work shall also include furnishing and installing wood chip mulch, geotextile mulch and edging as detailed on the plans.

621-2.01 PLANT STOCK.  Add the following after the last paragraph: Plant height will be measured from the top of the root ball.

TABLE 621-1

PLANT STOCK SPECIFICATION

| Tree or Shrub Species | Root Condition | Size | Comments |
| --- | --- | --- | --- |
| White Spruce (Picea glauca) | Ball and Burlap | 3 to 4 High | Field Collected or Field Grown |
| Prickly Rose (Rosa acicularis) | Container | 9 to 18 High | Field Collected or Field Grown |
| Arctic Rose (Potentilla fruticosa) | Container | 9 to 12 High | Nursery Grown |

(5/1/95) PARKS

621-2.02 FERTILIZER.  Add the following:   Fertilize all trees and shrubs with slow release tablet or stake form fertilizers.  Place tablet form fertilizer (20-10-5) near the root zone at the time of planting in accordance with the manufacturer’s recommendations.  Place stake form fertilizer (8-16-16) evenly around the plant drip line in accordance with the manufacturer’s recommendation.  (11/2/94) PARKS

Add the following subsections:

621-2.08 WOOD CHIP MULCH.  Wood chip mulch shall consist of spruce, Douglas fir, pine, or hemlock wood or bark and shall not contain resin, tannin, or other compounds in quantities that are detrimental to plant life.  Approximately 95 percent of the chips by volume shall be ¼-inch to 1½ inches in length.

(6/20/95) PARKS

621-3.03 PLANTING.  Replace Item 1., Plant Season, with the following:

1.	Plant Season.

a.	Locally Grown: Plant between June 1 and September 15.

b.	Imported:  When plants are shipped in from out-of-state, handling shall be in accordance with the nursery recommendations.  Plants imported from out-of-state shall be planted between June 1 and August 15.

(7/27/94) GNE

Replace Paragraphs b., c., and d. Under Item 2, Excavation, with the following:

b.	Planting pits for trees and shrubs shall be as shown on the plans.

Delete the second, third, and fourth sentences of Paragraph 3b.

(8/1/94) PARKS

Add the following to Item 5., Placing Plants:

d.	Trees and shrubs shall be planted as shown on the plans.

(7/27/94) GNE

Replace Item 8., Staking and Guying, with the following:

8.	Staking and Guying.  Trees shall not be staked or guyed.

621-3.04 PERIOD OF ESTABLISHMENT.  Replace the last sentence with the following: The Period of Establishment for trees and shrubs shall include one complete growing season and extend to August 1, the year following planting.

(5/1/95) PARKS

Add the following: Trees and shrubs shall receive a reapplication of fertilizer of the same chemical proportions as the initial application in accordance with the manufacturer’s instructions.  The reapplication shall be performed between June 1 and July 1, the year following planting.

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01 DESCRIPTION.  Delete  in its entirety  and substitute  the following:  This work will consist of developing and constructing French-drain infiltration gallery water supply sources as shown on the plans and as directed by the Engineer.  This work may include but shall not be limited to hand clearing, machine or hand excavation, placement of bedding material, subsurface drainage geotechnical fabric, perforated pipe underdrain, fin drain, non-perforated outlet pipe, porous backfill material, insulation board, and installation of miscellaneous cleanouts, fittings and high density polyethylene (HDPE) service pipes.

Existing water service lines cross the highway through culvert pipes at approximately Stations 391+65 and 529+00.  Another water service line exists below springs right of approximately Station 449+00.   Remove these lines and place the salvaged materials at the right-of-way boundaries.  Replace the existing service line at Station 391+65 with a 1½-inch diameter high density polyethylene service pipe passing through the proposed culvert at Station 393+68.  Connect it with the existing service line at the right-of way boundaries.

Natural springs used as sources of potable water are situated within grading limits at the following approximate locations identified in the plans:

Station 449+00 Right

Station 479+00 Right

Station 529+00 Left

A 1½-inch diameter HDPE service pipe shall be provided for the spring at Station 449+00 extending from the end of the non-perforated outlet pipe at the toe of the embankment to the right-of-way boundary.  At Station 479+00, the outlet of the infiltration gallery installation shall extend to the end of the non-perforated pipe at the toe of the embankment.

A 1½-inch diameter HDPE service pipe shall be provided from the infiltration gallery left of Station 529+00, pass through the proposed culvert at that station, and be connected with the existing service line at the south right-of-way boundary.

A supplementary geotechnical report by Shannon & Wilson, Inc. concerning trial upgrading of the spring at Station 449 is referenced in the Special Notice to Bidders.  General recommendations included in that report will guide the Engineer in establishing the details for the French-drain infiltration gallery installations.

All water systems shall be in accordance with 18 AAC 80 and the State of Alaska Department of Environmental Conservation Drinking Water Regulations.

The Contractor shall provide 30 days notice to the Engineer before commencing work on water systems.  The Contractor shall also notify Donna M. Wilson two weeks in advance of commencing work on the water system right of Station 449.   Her mailing address is HC03 Box 8485, Palmer, Alaska 99645.  Her telephone number is (907) 746-4290.  All work for Ms. Wilson’s spring shall be completed not later than July 1, 1997.

627-2.01  MATERIALS.   	Add the following after numbered Item 6:

7.	Geotextiles						Section 729-2.02

8.	Porous Backfill					Section 703-2.10

9.	Geocomposite Drain				Section 729-2.04

10.	Polyethylene Pipe and Fittings		AWWA C901

627-3.07  DISINFECTION OF WATER LINES.    Delete the last sentence in the first paragraph.

627-4.01  METHOD OF MEASUREMENT.  Delete in its entirety and substitute the following:  Water systems will be measured in the manner specified in the order authorizing the work.

627-5.01  BASIS OF PAYMENT.   Delete in its entirety and substitute the following:  Item 627(11), Water Systems, will be full compensation for providing all labor, equipment and materials.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

627(11)	Water Systems 	Contingent Sum

SECTION 630

GEOTEXTILE FOR EMBANKMENT

SEPARATION AND REINFORCEMENT

Standard Modifications

Replace Section 630 with the following:

630-1.01  DESCRIPTION.  Prepare surfaces and furnish and place geotextiles for embankment separation as shown on the plans.

630-2.01  MATERIALS.  Geotextiles and thread used for sewing shall conform to Subsection 729-2.01, Embankment Separation.

630-3.01  CONSTRUCTION.

1.	Surface Preparation.  Prepare surface by removal of stumps, boulders and sharp objects.  Fill holes and large ruts with material shown on the plans or as approved.

2.	Geotextile Placement.  Unroll geotextile directly onto the prepared surface.  Stretch geotextile to remove any creases or wrinkles.  Exposure of geotextiles to the elements after removal of protective covering shall not exceed five days.

Lay geotextile for embankment separation parallel to the direction of the material spread.  When laid on horizontal curves, it shall be placed in segment lengths not exceeding those listed in Table 630-1, with butt ends cut to match and sewn or overlapped.  When laid on tangents, the geotextile shall be straightened and butt ends sewn or overlapped.

TABLE 630-1

GEOTEXTILE PLACEMENT ON CURVES

| Degree of Curve | Maximum Segment Length (feet) |
| --- | --- |
| 1 | 125 |
| 2 | 90 |
| 3 | 75 |
| 4 | 65 |
| 5 | 55 |
| 6 | 50 |

3.	Joining.  Join geotextile for embankment separation by sewing or overlapping.  Bonding or other attachment methods may be used, subject to approval.

a.	Sewn seams shall be of the Butterfly or J-seam type and develop a minimum of 85 percent of the specified geotextile grab strength.  Seams shall be sewn with a double-thread chain stitch (lock stitch).  Adjacent sections of geotextile shall be brought together and folded so that the stitching penetrates four layers of geotextile for the full seam length.  The stitching line shall be 1½ inches (+¼ inch) from the folded edge of the seam and at least ½ inch from the free edge of the geotextile.  Illustrations showing correct stitch formation and seam configurations are provided in Figure 1.2 (page 21) of the FHWA publication, Geotextile Design & Construction Guidelines, FHWA-HI-90-001, October 1989.

b.	Sections joined by overlapping shall be overlapped a minimum of three feet.

4.	Material Placing and Spreading.  During placing and spreading, a minimum depth of one foot of cover material shall be maintained at all times between the geotextile and the wheels or tracks of the construction equipment.

Spread the material in the direction of the geotextile overlap.  Maintain proper overlap and geotextile continuity.  If sewn or bonded seams are used, place the cover material and spread in only one direction for the entire length of the geotextile.  On weak subgrades, spread the cover material simultaneously with dumping to minimize the potential of a localized subgrade failure.

Construction equipment shall not make sudden stops, starts, or turns on the cover material.  Use a smooth drum roller to achieve the specified density.

5.	Geotextile Repair.

a.	Separation.  Overlay torn area with geotextile with a minimum three foot overlap around the edges of the torn area.  The patch shall remain in place when material is placed over the affected area.

b.	Reinforcement.  Sew or bond as described under Subsection 630-3.01.3, Joining.

630-4.01  METHOD OF MEASUREMENT.  Geotextile will be measured in final position by the square yard, determined by multiplying plan neat line width by the measured length parallel to installation centerline along the ground surface, for installations acceptably completed.  No allowance will be made for overlap, whether at joints or patches.

630-5.01  BASIS OF PAYMENT.  Payment will be made at the contract unit price per square yard.  This price will be full compensation for furnishing all materials, surface preparation, laying the geotextile, and for all labor, equipment, and incidentals necessary to complete this item.

Material used to fill ruts and holes will be paid for at the unit price for the class of material used.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

630(1)	Geotextile, Separation 	Square Yard

(7/2/93)M38

SECTION 631

GEOTEXTILE FOR SUBSURFACE

DRAINAGE AND EROSION CONTROL

Delete in its entirety and substitute the following:

Special Provisions

631-1.01  DESCRIPTION.  Prepare surfaces and furnish and place geotextiles for erosion control as shown on the plans.

631-2.01  MATERIALS.  Geotextiles and thread used for sewing shall conform to Subsection 729-2.02, Subsurface Drainage and Erosion Control Geotextile, for the class specified.

631-3.01  CONSTRUCTION.

1.	Surface Preparation.  Prepare the surface by removing stumps, boulders, and sharp objects.  Fill all holes and large ruts with material shown on the plans or as approved by the Engineer.

2.	Geotextile Placement.  Unroll the geotextile directly onto the prepared surface.   Stretch the geotextile to remove any creases or wrinkles.  Exposure of geotextiles to the elements after removal of protective covering shall not exceed five days.

Place and anchor the geotextile on the approved surface in such a manner that it will not be torn or excessively stretched by placement of the overlying materials.  Anchor the terminal ends of the geotextile using key trenches or aprons at the crest and toe of slope, as shown on the plans.  Other temporary or permanent anchoring methods may be used, subject to approval.

3.	Joining.  Join geotextile by sewing or overlapping, except as noted below.  Joining by bonding or other attachment methods may be used, subject to approval.

a.	Sewn seams shall be of the Butterfly or J-seam type and shall develop a minimum of 85 percent of the specified geotextile grab strength.  Seams shall be sewn with a double-thread chain stitch (lock stitch).  Adjacent sections of geotextile shall be brought together and folded so that the stitching penetrates four layers of geotextile for the full seam length.  The stitching line shall be 1¼- inch (+¼ inch) from the folded edge of the seam and at least ½ inch from the free edge of the geotextile.  Illustrations showing correct stitch formation and seam configurations are provided in Figure 1.2 (Page 21) of the FHWA publication, Geotextile Design & Construction Guidelines, FHWA-HI-90-001, October 1989.

b.	Sections joined by overlapping shall be overlapped a minimum of three feet.  Successive geotextile sheets shall be overlapped in the direction of flow in such a manner that the upstream sheet is placed over the downstream sheet and/or upslope over downslope.

4.	Material Placing and Spreading.  Following placement of the geotextile on the prepared surface, cover material of the type shown on the plans shall be placed.  Methods used for placing cover material shall minimize tearing and/or excessive stretching of the geotextile.  In underwater applications, the geotextile and required thickness of cover material shall be placed in the same day.  Maintain proper overlap and geotextile continuity.  The following table indicates allowable drop heights for cover material:

| Individual Stone Maximum Weight (Pounds) | Allowable Drop Height (Feet) |  |
| --- | --- | --- |
|  | Unprotected Geotextile | Protected Geotextile1 |
| < 5 | 3 | 3 |
| 5 - 250 | 0 | 3 |
| > 250 | 0 | 02 |

Notes:

1.	Protected geotextile is defined as having a gravelly covering (cushion layer) of four-inch minimum thickness.

2.	If stones greater than 250 pounds must be dropped or if a height of drop greater than three feet is required, then field trials shall be performed to determine the maximum height of safe drop without damaging the geotextile.

A minimum depth of one foot of cover material shall be maintained at all times between the geotextile and the wheels or tracks of the construction equipment.

5.	Geotextile Repair.  If the geotextile is torn for any reason, the cover material shall be cleaned from the torn areas and it shall be overlain with geotextile with a minimum three foot overlap around the edges of the torn area.  The patch shall remain in place when material is placed over the affected area.

631-4.01  METHOD OF MEASUREMENT.  Geotextile will be measured in final position by the square yard, determined by multiplying plan neat line width by the measured length parallel to installation centerline along the ground surface, for installations acceptably completed.  No allowance will be made for overlap, whether at joints or patches.

Subsurface drainage geotextile installed in infiltration galleries for development of water supply sources will not be measured for payment under Section 631, but will be included in work authorized for Pay Item 627(11), Water Systems.

631-5.01  BASIS OF PAYMENT.  Payment will be made at the contract unit price per square yard.  This price will be full compensation for furnishing all materials, surface preparation, laying the geotextile, and for all labor, equipment, and incidentals necessary to complete this item.

Subsurface drainage geotextile installed in infiltration galleries for development of water supply systems will be measured and paid for as provided in Section 627, Water Systems.

Material used to fill ruts and holes will be paid for at the unit price for the class of material used.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

631(2)	Geotextile, Erosion Control, Class A	Square Yard

SECTION 639

DRIVEWAYS

Special Provisions

639-1.01 DESCRIPTION.  Add the following:  This work includes the construction of public approaches at locations shown on the plans.

Add the following :  Chris and Linda Low have a house left of approximately Station 437 that will have access by means of a proposed driveway to be constructed in this project left of Station 442+00.  Existing  access is by means of a soils exploration trail entering the property from land adjoining the west boundary.   This existing trail enters the highway at an unsafe location.  The present approach to the pavement has no permit and does not meet acceptable standards.  Within 30 calendar days of the start of excavation work for this project, the Contractor shall provide useable driveway access to this structure at a location and to standards acceptable to  the Engineer.  This temporary access need not conform with the design location nor meet the requirements for alignment, grade nor surfacing required for the permanent driveway.

639-1.02  CONSTRUCTION REQUIREMENTS.  Add the following subsection:  Placement of materials used in driveways and public approaches shall meet the applicable requirements specified as follows:

Selected Material, Type A				Section 203

Selected Material, Type B				Section 203

Crushed Aggregate Base Course			Section 301

Emulsified Asphalt Treated Base			Section 307

Surface Treatment With High Float Emulsion	Section 406

639-2.01  METHOD OF MEASUREMENT.  Add the following:  Public approaches will be measured per each constructed as shown on the plans, or as directed.

639-3.01  BASIS OF PAYMENT.  Add the following: Additional work required to provide temporary driveway access to the Chris and Linda Low property will not be measured for payment, but shall be considered subsidiary to Pay Item 639(1), Residential Driveways, and to the individual pay items of work required for the permanent driveway installation.

Add the following:  Payment for public approaches will be full compensation for furnishing all equipment and labor necessary to complete the work as indicated.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

639(3)	Public Approaches	Each

Delete the last paragraph and substitute the following: The contract unit price for driveways and approaches shall be full compensation for furnishing all equipment and labor necessary to complete the work as specified. Selected Material, Type A, Selected Material, Type B, Crushed Aggregate Base Course, Emulsified Asphalt Treated Base and Surface Treatment With High Float Emulsion required to construct driveways and public approaches will be paid for separately under the respective items listed in the bid schedule. Native material meeting the minimum requirements of Selected Material, Type B-Modified and Selected Material, Type C will not be paid for directly, but will be considered subsidiary to Item 639(3) Public Approach.

***		***

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  METHOD OF MEASUREMENT.  Delete Item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.

(5/7/91)S41

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01 DESCRIPTION.  This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.  This work shall also include installation of silt fence as shown on the plans or as directed by the Engineer.

641-1.02 DEFINITIONS.

1.	Erosion and Sediment Control Plan (ESCP).  The Department's general plan for the permanent and temporary control of erosion and sedimentation during construction of the project in accordance with the AASHTO Guidelines for Erosion and Sediment Control in Highway Construction, Volume III.  The ESCP is included in the contract bid documents as Appendix C.

2.	Storm Water Pollution Prevention Plan (SWPPP).  The Contractor's detailed site-specific plan for the temporary control of erosion and sedimentation during construction of the project, based on the ESCP and in accordance with the AASHTO Guidelines for Erosion and Sediment Control in Highway Construction, Volume III, the General Permit and the Contractor Guidance for Preparing and Executing Storm Water Pollution Prevention Plans (Storm Water Manual).  These documents are available from the Department.  Under the NPDES General permits, the Department and Contractor, as co-permittees, are expected to join in implementing a common SWPPP.

3.	Hazardous Material Control Plan (HMCP).  The Contractor's detailed plan for the containment, cleanup, and disposal of hazardous waste material (see 40 CFR 117 and 302 for listing), including petroleum products generated by construction equipment or activities.  Included in the HMCP is a list of quantities and types of equipment and materials available on-site to be used for hazardous substance containment and cleanup.

4.	Notice of Intent (NOI), to utilize The National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska.  This is the standard permit required by the EPA for any earth disturbing industrial activity involving more than five acres of land. The Contractor and the Department will be co-permittees on the NPDES General Permit, consequently, each will have to submit a NOI.  When there is a change in Operators of a construction activity, the new Operator must submit an NOI to be covered by the permit at least 2 days before the change in operator. See Appendix A of the DOT&PF Storm Water Manual.

5.	Notice of Termination (NOT) of coverage under the NPDES General Permit for Alaska.  This constitutes notice that the project site has been finally stabilized or when an Operator of a construction activity changes.   Both the Contractor and Department will have to submit a separate NOT to EPA upon completion of the project.

6.	Final Stabilization is defined by the EPA General Permit as meaning that all soil disturbing activities at the site have been completed, and that a uniform perennial vegetative cover with a density of 70 percent of the cover for unpaved areas not covered by permanent structures has been established or equivalent permanent stabilization measures (such as the use of riprap, gabions, or geotextiles) have been employed.

641-1.03 SUBMITTALS. Five days prior to the preconstruction conference, the Contractor shall submit for acceptance a plan for accomplishment of temporary and permanent erosion and pollution control measures throughout the life of the contract.  If required for acceptance, the Contractor shall modify the plan within 5 days of receiving comments from the Engineer. This plan shall, as a minimum, include the following:

1.	Notice of Intent (NOI).

2.	Storm Water Pollution Prevention Plan (SWPPP).

3.	Hazardous Material Control Plan (HMCP).

The Contractor shall submit the signed original NOI to the Engineer.  The Engineer will submit the Contractor's NOI along with the Department's NOI to the U.S. Environmental Protection Agency via Certified Mail.  Earth disturbing work shall not begin until 48 hours after the NOI has been postmarked.  The Contractor will not initiate earth disturbing activities until notified by the Engineer.

The Contractor will submit a copy of the Contractor's and Department's NOI to the ADEC Stormwater Coordinator  with a brief description of project activities.

The Alaska Department of Environmental Conservation address is as follows:

Alaska Department of Environmental Conservation

Southcentral Regional Office

555 Cordova Street

Anchorage, Alaska 99501

Attn: Storm Water Coordinator

Phone:	(907) 269-7519

Fax: (907)269-7506

The activities description shall be on a single sheet and shall describe the area to be disturbed to the nearest acre, the primary pollutants expected from the activities and the type of treatment to be provided.  This description and a copy of the NOI, or other indication that storm water discharges from the site are covered under an NPDES permit shall also be posted at the construction site in a prominent place for public viewing.  The Contractor shall also have a copy of the Final NPDES General Permit for Construction Activities on file at the project site.

The Contractor shall submit required amendments to the NOI or SWPPP to the Engineer at least 14 days prior to performing work affected by such amendments.

Following completion of the final stabilization of the project the Contractor shall submit the Notice of Termination (NOT) to the Engineer.  In accordance with the General Permit, the Engineer will submit the Contractor's and Department's NOT to the U.S. Environmental Protection Agency via Certified Mail.

641-1.04 MATERIALS.  Erosion and pollution control measures will be accomplished utilizing Best Management Practices.  Those measures may be shown on the plans, specified, or as directed by the Engineer.

Silt fence filtration material shall meet the requirements of Subsection 729-2.03 Sediment Control.

Silt fence support framework shall be finished 4 x 4-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 WlxWl or as approved by the Engineer.

641-2.01 CONSTRUCTION REQUIREMENTS.  The Contractor shall comply with all requirements of the NPDES General Permit for Alaska.  The Contractor shall provide the Engineer with a copy of all inspection reports required by the Permit within three days of the inspection date.  Compliance with the NPDES General Permit for Alaska does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

If  required, silt fence shall be installed prior to any work in or near the locations shown on the ESCP or SWPPP, and in accordance with the provisions of Subsection 107-1.11, Protection and Restoration of Property and Landscape.

The silt fence shall not be removed until slopes are stabilized from further erosion as determined by the Engineer. The silt fence shall be removed and disposed of off the project upon completion of construction at those sites. The fabric shall be cut off at ground level and the wire and posts shall be removed. The silt fence removal shall be performed in such a manner that retained silt is not discharged into wetlands or waterbodies. If a sediment height in excess of four inches above ground remains, the sediment shall be spread on the roadway side of the fence location and seeded immediately in accordance with Section 618, Seeding.

641-3.01 METHOD OF MEASUREMENT. Item 641(1) Erosion and Pollution Control Administration will not be measured for payment. Item 641(2) Erosion and Pollution Control will be measured for payment in the manner specified in the order directing the work. Item 641(6) Erosion and Pollution Price Adjustment will be a contingent sum basis as detailed in subsection 641-4.01.

641-4.01 BASIS OF PAYMENT. Item 641(1) Erosion and Pollution Control Administration, will be full compensation for administration and record keeping, SWPPP preparation and amendments, and the inspection and implementation of erosion and pollution control measures identified in the SWPPP.

Item 641(2) Erosion and Pollution Control, will be full compensation for implementation of addition erosion and pollution control measures directed by the Engineer.

Failure by the Contractor to diligently pursue corrective actions when deficiencies in the SWPPP and/or erosion and sedimentation controls are identified in writing by the Engineer will result in a price adjustment to the Contractor under Item 641(6) Erosion and Pollution Price Adjustment. If the Contractor does not diligently respond within 2 hours of the Engineer's directive, then an amount equal to five percent (5%) of the total amount earned from all previous and subsequent progress payments or $50,000, whichever is more, will be withheld from payment and the contract amount reduced at the following rate:

1.	$500 per hour for the first 4 hours of non-action;

2.	$1,000 per hour for every hour over four hours , but less than 10 hours;

3.	$1,500 per hour for every hour over 10 hours of non-action.

In addition, the contract price amount will be reduced by an amount equivalent to any penalties or fines levied against the Department by the EPA or any other state and/or federal agencies for violations of the Clean Water Act and NPDES General Permit, if the Department is issued a notice of violations by these agencies. This contract reduction shall be the actual cost of any fines or penalties levied against the Department. An amount equal to the maximum fine for the violation will be withheld temporarily until the actual cost of the fine or penalty is known. This retainage, excluding any contract price adjustment, will be released by the Engineer upon satisfactory completion of the requirements of the NPDES General Permit. Penalties for violations are as stated in Part VI.A.2 of the Standard Permit Conditions of the NPDES General Permit.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution	Lump Sum

Control Administration

641(2)	Erosion and Pollution Control	Contingent Sum

641(6)	Erosion and Pollution Price Adjustment	Contingent Sum

Replace Section 642 with the following:

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  DESCRIPTION.  The Contractor shall perform all surveying and staking essential for the completion of the project in conformance with the Plans and Specifications, and shall perform all the necessary calculations required to accomplish the work.  Surveying, staking, computations and calculations shall be accomplished in accordance with these Specifications and standard engineering practices.  Calculations of all pay quantities will be performed by Department personnel.

This work includes the furnishing and installation of survey monument and monument cases in conformance with the Plans or as directed.  The work shall also include the adjusting of existing monuments and monument cases to conform to the new elevations.

The Contractor shall perform the work in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix B.

642-1.02 DEFINITIONS.

1.	Monument.   A monument shall be defined as a fixed physical object marking a point on the surface of the earth; used to commence or control a survey; mark the boundaries of a parcel of land; or the centerline of a right-of-way corridor.

2.	Primary Monument.  Unless otherwise shown on the Plans, a primary monument to be established as a part of the project shall be a minimum two-inch diameter nonferrous pipe at least 30 inches long, with a minimum four-inch flange at the bottom.  A minimum 2½-inch diameter non-ferrous metal cap must be permanently attached to the top.  The cap shall be marked around the outside edge with the words “STATE OF ALASKA DOT&PF”.  Magnets must be attached to the top and bottom of the monument pipe.  Every monument must be permanently stamped with the year set, the surveyor’s registration number, and the point/corner identification.  This data must be oriented so that the data may be read when the reader is facing north, except for centerline monuments which will be oriented so as to read facing up-station.

3.	Secondary Monument.  Unless otherwise shown on the Plans, a secondary monument shall be a minimum  ½-inch x 30-inch rebar with a two-inch aluminum cap attached to the top.  Every secondary monument must be permanently stamped with the year set and the surveyor’s registration number.

4.	Points.   A point is any identified spot located on the surface of the earth.  For purposes of this definition, a point can be a PK nail, wooden hub, rebar, large nail or any other object capable of being utilized as a marker.

5.	Witness Corner.  A witness corner is a material mark or point placed at a known distance and direction from a property corner or other survey point to aid in its recovery.  A witness corner is employed to perpetuate a corner/point that cannot be reestablished at the original position.

.642-2.01 MATERIALS, MEN AND EQUIPMENT.  The Department will furnish standard field books for use by the Contractor, and said books shall remain the property of the Department upon completion of the work.

The Contractor shall use competent qualified personnel and suitable equipment for the layout work required.  He shall furnish all traffic control, stakes, templates, straight-edges and other devices necessary for establishing, checking and maintaining the required points, lines and grades.

The Contractor shall furnish such computer data files, input books and computer forms as he deems necessary to accomplish the work.  It shall be the Contractor’s responsibility to check all data received from the computer for completeness and accuracy.  As soon as practical after the completion of the work, but in no case later than acceptance of the project, the Contractor shall deliver all field books, computer forms and all computer output data to the Engineer.  This data shall become the property of the Department.

Monument Cases.  Castings shall conform to AASHTO M 105, Class 30A.  Castings shall be coated with coal tar pitch varnish.  The tops shall bear evenly on the frames.

642-3.01  CONSTRUCTION REQUIREMENTS.

A. GENERAL.  The Contractor is advised that the design of this project is based on topographic mapping from June 2, 1976 aerial photography. Dense vegetation and the steep transverse slopes throughout much of the project length limit the precision of the photogrammetric data.  Special care will be required to confirm the location and grades for drainage structures and drive approaches.

The Contractor shall be responsible for the supervision of the construction surveying personnel.  Any errors resulting from the operations of said personnel shall be corrected at the expense of the Contractor.  All work under this section shall be under the general supervision of a land surveyor currently registered in the State of Alaska.

Field notes shall be kept in standard, bound, notebooks in a clear, orderly and neat manner consistent with standard engineering practice and in accordance with Departmental procedures, the Appendix to the Special Provisions, including titles, numbering and indexing.  The field books shall be available for inspection by the Department’s project personnel at any time.  During periods of non-use, the field books shall be stored in the Department’s project office for safekeeping.

The Contractor shall perform all staking necessary to delineate clearing and/or grubbing limits; all cross sections necessary for determination of excavation and embankment quantities; including intermediate and/or remeasure cross sections as may be required; all slope staking; all staking of culverts, signs and minor drainage structures, including the necessary checking to establish the proper locations and grade to best fit the conditions on site; the setting of finishing stakes as may be required; the measurement of pay quantities that require in-place measurement; the staking of right-of-way and material source limits when it is deemed necessary; the staking , referencing and other action as may be required to preserve or restore land monuments and property corners.  This includes the setting of new primary and secondary monuments and all other staking necessary to complete the project.

The Contractor shall provide horizontal curve reference stakes showing beginning and end of superelevation transitions and full superelevation lengths.

When the right-of-way centerline points have been established as a part of the Department’s preconstruction surveys, the Department will furnish the Contractor with copies of the reference field books.  The Contractor shall recover these points and verify these references.  Any missing points shall be reestablished from the Department’s references prior to the initiation of clearing, grubbing and excavation.  Primary and secondary monuments, as called for in the plans, shall be installed at the positions established by the Department.

When the right-of-way centerline points have not been established by the Department and the survey control points were established as a part of the Department’s preconstruction surveys, as detailed on the project Survey Control Sheet, these points shall be recovered and used as the basis for the establishment of the right-of-way centerline.  The Contractor shall verify the position of these points and establish new points where required to replace missing points, all prior to the initiation of clearing, grubbing and excavation.

If a Department established reference is discovered to be in error, or a reset point is not in harmonious relationship to the adjacent centerline points, the Contractor shall notify the Engineer immediately.

Prior to any work on the project, the Contractor's survey crew shall stake and reference the construction centerline.  The reference stake shall be a minimum of one inch by two inches and shall show the offset distance to centerline and the station from the beginning of the project.  The Contractor shall provide centerline and shoulder profiles extending 300 feet beyond the limits of the pavement removal areas.  Such adjustment as may be required to the planned roadway grades shall be made by the Engineer and shall not be considered extra work.  This profile information shall be provided to the Engineer immediately upon its completion, along with checked computations on all level loops, but in no case later than seven calendar days before slope staking or blue topping.

All field survey notes, including those which become documentation from which quantities for payment are computed, shall be recorded by a notekeeper furnished by the Contractor.  The notekeeper shall be thoroughly familiar with generally accepted standards of good survey notekeeping practice and the Department’s procedures.

The Engineer may randomly spot check the Contractor’s surveys, staking and computations at his discretion.  After the survey or staking has been completed, the Contractor shall provide the Engineer with a minimum of 72 hours notice prior to performing any work and shall furnish the appropriate data as required, to allow for such random spot checking.  However, the Department assumes no responsibility for the accuracy of the work.

B.  CROSS-SECTION SURVEYS.  The Contractor may elect to use any appropriate method to collect the data used to define the ground surface for determining earthwork quantities.  If the Contractor chooses to use any method other than before and after cross sections, sufficient shots shall be taken to adequately define ground irregularities. The Contractor shall be responsible for converting survey data to cross sections at regular intervals and breaks, as specified in the Survey Frequency Requirements table of the Construction Survey Requirements in Appendix B. The Contractor shall submit the converted survey data to the Departments as follows:

1.	Hard copy (print out) of cross sections consisting of stations, elevations and offsets of interpolated points.

2.	ASCII files on MS-DOS diskettes containing the same information required in Item 1, in the format used by the Department.  A sample of this format will be supplied to the Contractor.

The following shall be supplied by the Department:

1.	One set of Construction Plans and Specifications.

2.	Field Books (Level, Cross-Section, Slope Stake, etc.).  Books will be labeled and the pages numbered by the Department.

3.	Design Cross Sections, if any.

4.	Sufficient centerline or reference thereto, and at least one benchmark per mile to enable the establishment of planned elevations and centerline.

5.	“State of Alaska Land Survey Monument Record “ forms.  These forms are to be completed by the Contractor.

6.	Design centerline grades.

The following shall be required of the Contractor:

1	 A heading in the appropriate book (date, weather, names and duties of crew members) shall be made at the beginning of each day’s work.

2.	The notekeeper shall update the index of the appropriate book at the end of each day’s work.

3.	Level notes shall be reduced, checked and adjusted.

4.	Cross-section level notes and slope stake catches shall be computed by the notekeeper and checked by a different crew member in the field on a continual basis.

5.	The Contractor shall enter the grade data, shoulder width and/or ditch distance, stationing, slope, etc., in the slope stake books.

6.	The position and identifying marks of slope stakes and reference points shall be maintained until used for their intended purpose.

7.	Errors shall have a line drawn through them with the correct entry made directly above.  Erasures will not be allowed.

8.	Field books or copies of the field books shall be returned to the project office at the end of each work day or as directed by the Engineer.

9.	The Contractor shall provide copies of all grade sheets and temporary bench mark elevations to the Engineer 48 hours before commencing work on unclassified excavation or embankment.

10.	The Contractor’s survey crews shall comply with all approved traffic control plans.  Crews shall coordinate their activities with the Contractor’s Worksite Traffic Supervisor.

11.	A survey Party Chief diary shall be kept daily and contain the following  information, (a copy shall be given to the Engineer daily):

a.  Date.

b.  Weather.

c.  Crew members’ names and duties.

d.  Type and location of work performed.

e.  Hours worked.

f.  Type of equipment used (brand) and date equipment was double       centered or the “peg” test was performed.

g.  Signature of the person in responsible charge.

12.	The Contractor shall submit the survey field notes, for any specific area, relating to monument referencing prior to any initiation of clearing, grubbing or excavation.

13.	The Item 642(9), Certify Positional Accuracy of Monument, shall be completed by a currently licensed Professional Land Surveyor.  The Contractor shall notify the Engineer in writing when construction activities which may disturb monuments have ceased.  After receiving this notice from the Contractor and after all monuments have been installed, the Engineer will provide a written order directing the Contractor to complete a final traverse(s) for the project.  The Contractor’s land surveyor shall complete the final traverse(s) within 30 days following this order.  The final traverse(s) shall begin and end at control points provided by the Engineer and shall traverse through or tie from two locations that have been traversed through all monuments placed or replaced.  All recovered control points located within the limits of the project shall be utilized in the traverse(s).  The Contractor’s land surveyor shall sign and seal a letter which lists each monument, with its coordinates and certifies that those monuments are each located within a tolerance of 0.10 foot based on the project control points provided by the Department.  The field notes for this work shall be delivered to and accepted as being accurate and complete by the Engineer before final payment will be made.  This final traverse will be used by the Engineer to check the Contractor’s placement of the monuments and to identify any problems in the survey work.

C.  MONUMENTS.  Item 642(6), Reference Existing Survey Monuments, will involve the following:

1.	The Contractor shall reference all monuments or property corners/markers which will be disturbed or buried and shall reestablish them in their original position prior to the completion of the project.  This work shall be accomplished by a land surveyor currently registered in the State of Alaska.  The survey party shall be required to keep records and shall report evidence that a monument has been disturbed and is no longer reliable or cannot be located and is presumed to be missing.

2.	The referencing work shall consist of a minimum of two in-line reference points set outside of the construction limits.  Distances from the monument shall be measured to the nearest ¼-inch.  All referencing of monuments shall be recorded in a separate field book stamped by a land surveyor currently registered in the State of Alaska.

Item 642(4), Replace Existing with Primary Monument, will include the following:

1.	Replace all existing primary monuments disturbed by construction with a monument meeting the requirements of Section 642-1.03, Primary Monument.

2.	When it is impractical to establish a monument in its original position, a witness corner (WC) shall be installed.  The WC to a property corner shall be placed on the property line when the other property corner which defines said  line is existing.  In other cases, the WC shall be placed perpendicular to the centerline at the station of the original position and at a distance from the original position measured in whole feet.

3.	A “State of Alaska Land Survey Monument Record” shall be completed by the Contractor’s land surveyor and delivered to the Engineer for each primary and secondary monument installed, relocated or replaced prior to project completion.  The Department will file all original records as required by current state statutes using the information provided by the Contractor.

Each monument and monument case shall be set accurately to lines established at the required location and in such manner as to insure its being held firmly in place.  Existing monuments and monument cases to be adjusted to new elevations shall be set in the manner and at the elevations directed.

642-4.01 METHOD OF MEASUREMENT.  No measurement of quantities will be made for Item 642(1), Construction Surveying.

Item 642(2), Three Person Survey Party, will be measured by the hour.  Pay Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed by written order of the Engineer.  It is not intended to cover survey costs due to minor overruns (1 percent or less) in items which require staking of individual installations, including, but not limited to culverts, guardrail, approaches, signs and drainage structures.

Item 642(4), Replace Existing with Primary Monument, shall be the actual number of monuments replaced after the “State of Alaska Land Survey Monument Record” form has been accepted by the Engineer.

Item 642(6), Reference Existing Survey Monuments, shall be the actual number of monuments referenced after the surveyor’s field notes have been delivered to and accepted by the Engineer.

The quantity to be paid for shall be the actual number of survey monuments and monument cases furnished and installed or adjusted to new elevation, and accepted.

Pay Item 642(9), Certify Positional Accuracy of Monument, will be the number of monuments certified.

642-5.01 BASIS OF PAYMENT.  Construction Surveying as specified in the bid schedule shall include furnishing all necessary personnel, equipment, transportation, and supplies to accomplish the work unless otherwise stated.

If staking for extra, additional or unanticipated work as stated above is performed by a two person survey party, payment will be made at 75 percent of the unit price under Item 642(2), Three Person Survey Party.  If a single person is required for additional office computations or other work requiring only one person, payment will be made at 32 percent of the unit price of Item 642(2).

Traffic control necessary for the survey parties will be considered incidental.  Payment for Traffic Control Plans as approved will be paid for under Section 643, Traffic Maintenance.

The accepted quantities will be paid for at the contract price, per unit of measurement, for each of the particular pay items shown in the bid schedule.

Pay Item No.	Pay Item	Pay Unit

642(1)	Construction Surveying	Lump Sum

642(2)	Three Person Survey Party	Hour

642(3)	Four Person Survey Party	Hour

642(4)	Replace Existing with Primary Monument	Each

642(6)	Reference Existing Survey Monuments	Each

642(9)	Certify Positional Accuracy of Monument	Each

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.01 DESCRIPTION. Add the following:

DEFINITIONS

Construction Phasing Plan - A plan for each phase of the project possibly broken into segments showing how traffic will be accommodated. It should show the sequence of work by segment or phase if required.

Phase - A construction phase consists of a single work activity or a group of work activities that are accomplished concurrently. Each work activity should be assigned to a phase.

Segment - A portion of the roadway under construction.

Sequence - The order in which work is accomplished, either by phase or by segment, or a combination thereof.

Traffic - The movement of vehicles and pedestrians through road construction, maintenance operations, utility work, incident zones or similar operations.

Traffic Control Plan - A Traffic Control Plan (TCP) is a drawing or drawings indicating the method or scheme for safely guiding and protecting motorists, pedestrians and workers in a traffic control zone. It depicts the traffic control devices to be used, their placement and times of use.

Traffic Control Zone - A portion of a road construction project, maintenance operation, utility work, incident zone or similar operation where traffic is affected by the operation and traffic control is needed to safely guide and protect motorists, pedestrians, or workers.

643-1.02 TRAFFIC CONTROL PLAN. Delete the first sentence of the first paragraph and substitute the following: A Traffic Control Plan (TCP) is a drawing or drawings indicating the method or scheme for safely guiding and protecting motorists, pedestrians and workers in a traffic control zone. It depicts the traffic control devices to be used, their placement and times of use.

Add the following to the third paragraph: All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect. Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

Add the following to the fourth paragraph: Plan sheets developed on AutoCad can be made available, upon request, for use in preparing TCP's.

643-1.03 WORKSITE TRAFFIC SUPERVISOR. Delete the second sentence of the first paragraph and substitute the following: The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Work Zone Safety Specialist by the International Municipal Signal Association (IMSA), or,

3.	Be currently certified as a Worksite Traffic Technician by ATSSA.

If the individual is certified under Items 2 or 3 above, the Contractor shall submit documentation prior to work requiring traffic control that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work. The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system. Having persons that actually perform the labor under one's control would satisfy this requirement.

643-1.04 CONSTRUCTION PHASING PLAN.    Revise the first sentence to read as follows: A Construction Phasing Plan shall be submitted at least five working days prior to the preconstruction conference for approval by the Engineer and shall consist of the following: (5/7/91)S57

Delete the first sentence under Item 2. and substitute the following: A plan for each phase or segment of the project showing how traffic will be accommodated. It should show the sequence of work by segment or phase when required.

643-2.01 MATERIALS. Add the following under Item 1. Signs: All special construction signs shall be fabricated using engineer's grade reflective sheeting. Legends shall be black on an orange background. Lettering shall be Series C.

Add the following under Item 3. Barricades and Vertical Panels: Type III barricades shall have a minimum width of eight feet.

Add the following:

12.	Portable Changeable Message Board Signs. Portable changeable message board signs shall be truck or trailer mounted with a self-contained power supply for the sign and shall have the following features:

a.	Message sign panel large enough to display three lines of nine-inch high characters.

b.	Eight character display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three-line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least seven feet above the pavement to the bottom of the message sign panel.

k.	The capacity to operate with a battery pack for two hours under full load.

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. Add the following: At least one lane of traffic shall be maintained through the site at all times, except that temporary closures not to exceed 30 minutes may be instituted for operations as approved by the Engineer.  (10/1/91)R110

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION. Delete the second paragraph.  (5/7/91)  S58

643-3.03 PUBLIC NOTICE. Add the following to the first paragraph:

Anchorage Chamber of Commerce

Alaska Visitor's Association

Mat-Su Visitor’s Center

Add the following: The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor. The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure. The advertisements shall be published in the following newspapers:

1.	Anchorage Daily News

2.	Alaska Star

3.	The Frontiersman

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section. These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a 24-hour toll free (1-800-###-####) "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.

Advertisements shall be promptly canceled when they have served their purpose. The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order is not required for newspaper advertisements, the Notice to Proceed shall constitute the notice required to initiate newspaper advertisements.

643-3.04 TRAFFIC CONTROL DEVICES.  Replace the second sentence in the first paragraph with the following: Traffic control devices shall operate only when they are needed and only those devices that apply to conditions that exist and are shown on an approved Traffic Control Plan shall be used.

Delete numbered Item 4., Work Zone Pavement Markings in its entirety.

Under Item 5., Flagging, add the following after the first sentence of the first paragraph: Each flagger shall be illuminated from the front to a level of light intensity not less than one foot candle during hours of darkness.

Flaggers shall wear reflective clothing with markings on arms, legs and head. Flaggers directing traffic through intersections shall wear orange gloves and orange helmets as approved by the Engineer.

643-3.06 TRAFFIC PRICE ADJUSTMENT. Add the following: A change order is not required for traffic price adjustment, the Notice to Proceed shall constitute the notice required to initiate traffic price adjustment.

643-3.08 CONSTRUCTION SEQUENCING. Delete this subsection in its entirety and substitute the following:   Five feet is the “specified distance” in the second paragraph under Item 1 in Subsection 643-3.04.

Throughout the duration of the project, the existing roadway configuration shall be maintained (i.e., the number of lanes and their respective widths) except for restrictions to traffic allowed below and addressed through approved Traffic Control Plans. A restriction to traffic shall be considered any condition of the roadway surface or any work operation or traffic control setup that reduces the number of lanes, stops traffic, or causes the 85th percentile speed to fall more than ten miles per hour below the posted speed limit. An approved Traffic Control Plan is required before any restriction to traffic is implemented.

No restrictions to traffic will be allowed around any holiday as described below :

a.	If a holiday falls on Monday, from 6:00 AM until 10:00 PM on the day of the holiday.

b.	If a holiday falls on Tuesday, from 6:00 AM until 10:00 PM on the day before the holiday and the day of the holiday.

c	If a holiday falls on Wednesday or Friday, from 4:30 PM until 10:00 PM on the day before the holiday and from 6:00 AM until 10:00 PM on the day of the holiday.

d.	If a holiday falls on Thursday, from 4:30 PM until 10:00 PM on the day before the holiday, and from 6:00 AM until 10:00 PM on the day of the holiday.

All temporary roadway placed outside the permanent roadway typical section shall be removed when no longer required for traffic control.

643-3.09 TEMPORARY PAVEMENT MARKINGS. Add the following subsection: Permanent or Temporary Pavement Markings in accordance with this subsection, approved traffic control plans, and Parts III and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved roadways and detours, interim paving lifts, and roadways with seal coats and surface treatments are opened to traffic for longer than one continuous work shift. This work may include restriping of the existing roadway prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with Subsection 670-3.04, Paint Removal, or covered with temporary cover markings. Temporary cover markings shall be removable preformed nonreflective marking cover tape, textured to prevent reflectivity when wet. Temporary cover markings shall be placed at the direction of the Engineer.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan, or as directed by the Engineer.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required. There will be no compensation to upgrade Temporary Pavement Markings for short term operations to those required for long term operations.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Temporary Pavement Markings on the final pavement surface. Removable is defined as capable of being pulled up by any means other than grinding, blasting, or chemicals, without damage to the final pavement. Final pavement surfaces include existing roadways not impacted by the construction. Only temporary cover markings shall be used for temporary cover of conflicting markings on the final pavement surface. Temporary raised pavement markers and removable preformed marking or cover tapes shall be completely removed and disposed of in conjunction with the placement of the final markings. The complete removal shall include any residual adhesive that might misguide motorists. Final pavement markings on finished pavement surfaces and long term pavement markings on other asphalt surfaces shall be in place before work is suspended for the winter.

Construction shall be staged so that no traffic is routed over conflicting markings for more than one continuous workshift. If traffic is routed over conflicting markings during a workshift the roadway shall be delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual. The Engineer shall determine the adequacy of devices for these conditions.

1.	Long Term Operations. Temporary Pavement Markings which will be in place for more than two weeks shall consist of full markings as if a permanent condition exists.

2.	Short Term Operations. Temporary Pavement Markings which will be in place for less than two weeks shall be in accordance with Parts III and VI of the Alaska Traffic Manual with the following exceptions:

a.	Passing Zones. Broken line pavement markings shall conform to Table 643-1. This applies to both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

TABLE 643-1*

|  | Length of Markings |  | Skip Spacing |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 4 feet | 2 feet | 36 feet | 18 feet |
| Temporary Raised Pavement Markings | 3 units 3 ft on ctr | 2 units 2 ft on ctr | 34 feet | 18 feet |

TABLE 643-2*

|  | Length of Markings |  | Skip Spacing |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 2 feet | 1 foot | 38 feet | 19 feet |
| Temporary Raised Pavement Markings | 1 unit 40 ft on ctr | 1 unit 20 ft on ctr | ---- | ---- |

* No passing markings and signing required per 643-3.09.2.b.

** Severe Curvature: When the degree of curvature is five or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

b.	No Passing Zones. No passing zones, as detailed in Section 3B-3 to 3B-5 of the Alaska Traffic Manual, shall be identified as follows:

Sections of asphalt concrete pavement roadways with an ADT of 2000 vehicles per day or greater, shall have broken centerline markings conforming to Table 643-1, and no-passing markings consisting of a continuous four-inch strip of removable preformed marking tape or temporary raised pavement markers placed on five-foot centers in the no passing direction. If a no passing condition exists for both directions of traffic, both directions shall be marked with the two four-inch stripes of removable preformed marking tape separated by approximately three inches, or two temporary raised pavement markers placed approximately three inches apart on five-foot centers and the broken centerline markings are not required.

Sections of asphalt concrete pavement roadways with an Average Daily Traffic (ADT) of less than 2000 vehicles per day, and seal coat and surface treatment pavements shall be marked with temporary pavement markings conforming with Table 643-2 and shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs. The signs shall be supplemented with two 18-inch by 18-inch, minimum size, fluorescent red-orange flags mounted above the signs. The signs shall be mounted so that the bottom of the sign is at least five feet above the adjacent roadway.

c.	Other Markings. It will not be necessary to install, legend, stop lines, or right edge line markings. Left edge lines will not be required. All other types of markings are required.

643-4.01 METHOD OF MEASUREMENT. Add the following to the first paragraph: Calendar day will be measured as a single time period of 24 hours in length.

Add the following to Item 1.: Newspaper advertisements will not be included in measurement for Traffic Maintenance.

Delete the first and second sentences under Item 2. and replace with the following:  Traffic control devices will be measured by the pay unit shown in Table 643-4. The quantities to be paid for shall be the number of units of each of the traffic control devices that are installed, accepted and maintained in place during the life of this contract.

Permanent Construction Signing will not be measured for payment, but will include all permanent construction signs, as detailed on the plans, that are installed, accepted, maintained, and removed during the life of this contract.

Delete the first sentence under Item 4. and substitute the following: Portable concrete barriers will be measured by the linear foot for each barrier placed to protect or channelize traffic as called for on the approved TCP's.

Delete numbered Paragraph 6. in its entirety and substitute the following:

6.	Temporary Pavement Markings will be measured by the single stripe station. A single stripe is a marking or a temporary raised pavement marker four inches in width. Wider striping will be measured as multiples of four inches. Centerline gaps will not be deducted from measurements. Installation of any word and symbol markings as well as the removal of the Temporary Pavement Markings will not be measured separately but will be subsidiary to this item. The No-Passing Zone signing, as described in Subsection 643-3.09, 2., b., will not be measured separately but will be subsidiary to this item.

Delete numbered Paragraph 7. in its entirety.

Add the following: Newspaper advertisements will not be measured for payment.

Providing a 24-hour toll free (1-800-###-####) "hot-line road report" telephone with pre-recorded message, attendance of open house meetings and providing weekly notices with daily updates will not be measured for payment but will be subsidiary to Item 643(2), Traffic Maintenance.

643-5.01 BASIS OF PAYMENT. In the second paragraph, delete Item 1., Seasonal Pavement Markings.

In the fourth paragraph, delete Pay Item 643(14) Seasonal Pavement Markings.

Add the following:

Payment for Item 643(27), Traffic Control Devices will be made for the pay unit of accepted traffic control devices multiplied by the unit rate value contained in the following rate schedule:

TABLE 643-4

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $5.00 |
| Type II Barricade | Each/Day | $ 3.50 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 4.00 |
| Portable Concrete Barrier | Linear Foot | $6.00 |
| Crash Cushion | Each | $3,500.00 |
| Flagging | Hour | $45.00 |
| Pilot Car | Hour | $65.00 |
| Watering | M-Gallon | $20.00 |
| Portable Changeable Message Board | Calendar Day | $200.00 |
| Temporary Pavement Markings Painted Markings Raised Pavement Markings Temporary Cover Markings | Station Station Station | $30.00 $15.00 $3.00 |
| Sweeper with operator | Hour | $60.00 |

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent. Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Standard Modifications

643-5.01 BASIS OF PAYMENT. Change the pay unit for Item 643(3), Permanent Construction Signing, from "Calendar Day" to "Lump Sum." (5/7/91)M40

Special Provisions

643-5.01 BASIS OF PAYMENT. Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

643(27)	Traffic Control Devices	Contingent Sum

643(29)	Newspaper Advertisements	Contingent Sum

(8/9/95)R197

SECTION 644

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

Special Provisions

644-2.01 FIELD OFFICE. Delete the first sentence and the last three sentences in the first paragraph and substitute the following: The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after completion of the project.  It shall also be available two weeks after winter shutdown.

The office shall have at least 1,000 square feet of floor space and shall have a minimum of two separate adjacent rooms.  One room shall be a private office approximately 200 square feet in size with approximately 24 square feet of exterior window area, of which approximately one-third is openable to allow direct outside ventilation.  The office shall have 12 feet of 12-inch-deep shelves installed as directed by the Engineer.

The other area shall consist of one or two spaces with a total of approximately 800 square feet.  This space shall have approximately 96 square feet of exterior ventilation.  The window locations shall be such that all areas have approximately the same amount of window area.  There shall be 24 feet of 12-inch-deep shelves installed in this area as directed by the Engineer.

The location, access, physical layout and general condition of the field office shall be subject to the approval of the Engineer.  The office shall have convenient access to public roads, shall be located in the general vicinity of the project and accessible to commercial telephone service.  The office shall be suitable for use as commercial office space.  Proposed offices may be rejected if they do not meet the requirements of this section and if they are not suitable for their intended purpose as determined by the Engineer.

Indoor rest room facilities shall be provided.  Plumbing fixtures shall be provided as required for Public Offices by the ICBO Plumbing Code for 15 people.  All fixtures shall have running water.  A continuous supply of drinking water shall be provided from an approved source or commercial supplier.  A water cooler and approved sanitary containers shall be provided.

Exterior parking shall accommodate approximately 20 vehicles during periods of active construction and approximately ten vehicles at other times.

Janitorial service for the field office shall be provided twice a week after regular business hours.  Daily services shall include cleaning the floors and restrooms and emptying the trash baskets.

The Engineer may waive minor deviations from the requirements of this section as he determines to be in the best interest of the Department.  Waivers shall be in writing.

644-2.02 FIELD LABORATORY. Delete this subsection in its entirety and substitute the following: Furnish and maintain a field laboratory for the exclusive use of the Engineer and for the duration of the contract.  Provide a completely functional installation two weeks prior to commencing construction work.

1.	Grade and compact a site for the lab acceptable to the Engineer.  Locate and level the structure on this site.  If subsequent ground movement causes an unlevel or unstable condition, re-level or relocate the facility as directed by the Engineer.

2.	Provide a weatherproof structure, suitable to field test construction materials, with the following minimum functional requirements:

A.	300 square feet of floor space.

B.	Two nine-square-foot windows capable of opening and locking.

C.	Lockable door(s).

D.	Work bench(es), 2½ feet x 16 feet total, 36 inches high.

E.	Shelf space, one foot by 16 feet.

F.	18-inch-deep sink which drains to the outside, with attached faucet.

G.	A gravity fed 300-gallon tank or pressurized constant water supply of a quality acceptable to the Engineer.

H.	Electrical service and facilities as follows:

a.	120/240 VAC, 60-cycle current on a 24 hour basis.

b.	A wiring system to support a 40-amp user load demand.  Minimum of one 15-amp and one 20-amp circuits, both GFI protected.

c.	Six outlets conveniently spaced around the lab.

d.	Four 100-watt incandescent or eight 40-watt fluorescent lights.

e.	300-cfm exhaust fan.

I.	Heating equipment capable of maintaining a uniform temperature of 70 F.

J.	Two three-foot x three-foot x three-foot lockable storage cabinets, stacked one on top of the other and affixed to the inside wall, with hinged doors opening outward.

K.	One office desk and chair.

3.	Additionally, for a lab structure consisting of a mobile unit mounted on axles and wheels, block the structure under the frame such that the wheels do not make contact with the ground and the blocking rests firmly on the prepared site.

4.	Provide a separate weatherproof shed attached to or within 20 feet of the main lab structure with the following minimum requirements:

A.	Eight feet x 12 feet x eight feet high.

B.	Four-foot-wide lockable entryway and one four- foot-square window capable of opening.

C.	Electrical service and facilities as in 2.H. except:

a.	Two lighting fixtures.

b.	Three outlets conveniently spaced around the structure.

c.	Wiring system with each circuit GFI protected to satisfy a 20-amp user load demand.

D.	Work table three-foot x three-foot x 1½-foot high, capable of supporting 250 pounds and affixed to an inside wall as directed by the Engineer.

E.	Eight-foot x eight-foot x four-inch-thick concrete-slab floor, cast-in-place or precast.  Install anchor bolts in the floor to accommodate the mounting pattern of the Gilson seiving machine at a location directed by the Engineer.

a.	Comply with 1. above for slab foundation requirements.

b.	Found the slab directly on the prepared site.

5.	For all types of installations, if the entryway is located higher than a single seven-inch rise, provide the following:

A.	Three-foot-wide x 11-inch tread x seven-inch-rise stairway.

B.	Four-foot x four-foot landing centered on the entryway.

C.	Handrail(s) firmly affixed to the stairway.

6.	Provide the following lab equipment and services:

A.	All propane necessary for the lab operation, including two 100-pound tanks, regulators, hoses, fittings and incidentals for a functional system.

B.	Specialized sampling equipment such as belt templates or belt sampling devices as required.

C.	All fuel and power necessary for the operation of the facilities.

644-2.04  CAMP FACILITIES.  Delete this subsection in its entirety and substitute the following:  The Contractor shall be responsible for providing a project construction camp for use by all project construction personnel throughout the active construction period.

The Contractor shall establish and maintain a single campground-type facility which shall be capable of accommodating motorhomes and trailers for all personnel working on the project site.  This includes all Contractor’s, subcontractor’s, tiered subcontractor’s, and Department personnel.  It is anticipated that there will be up to ten Department employees utilizing the camp.

The construction camp facilities shall include water, electricity, sewage disposal, garbage collection, and shower and toilet facilities.  The facility shall provide motorhome/recreational trailer hookups sufficient to accommodate the entire work force requirements.  Meals need not be provided at this facility.  Furnishing of motorhomes/trailers shall be the responsibility of employees electing to use the camp facility.

The Contractor shall size the camp facility to meet the anticipated total maximum sustained manpower level.  For peak manpower levels which exceed the maximum camp capacity and are of a duration of 30 days or less, the Contractor may, with prior written approval from the Engineer, supplement his construction camp through the use of additional commercial facilities or temporary camps.

The Contractor may use existing commercial lodging facilities in lieu of the construction camp, provided the facilities can accommodate, or be expanded to accommodate, the entire work force at a single central location.  The cost of such alternate lodging (quarters) shall be borne by the Contractor.

The Contractor’s construction camp or alternate lodging facility shall be located as close as practical to the project site, but in no event shall it be located more than 50 road miles from the center of the project.

It is the Contractor’s responsibility to obtain all permits from the Alaska Department of Environmental Conservation (ADEC) that are required to construct and operate a public water system and a waste water system.  In addition, it is the Contractor’s responsibility to obtain a solid waste permit from the ADEC, and, if required, to submit a Spill Prevention Control and Countermeasure (SPCC) Plan to the Environmental Protection Agency.

Site preparation and utility installation for the construction camp is the Contractor’s responsibility and includes all necessary clearing, grubbing, and construction.  The site shall be regraded and restored to its original condition as the Contractor demobilizes the project.

The Contractor has the option of providing transportation to employees in lieu of providing camp facilities.  If the Contractor chooses to provide transportation, it is the Contractor’s responsibility to obtain all required permits.  Transportation is considered adequate if it:

1.	Begins from and returns to a departure point near commercial available food and lodging establishments or which is the domicile of the employee;

2.	Transports the employee from the departure point to the work site in 60 minutes or less or if the Contractor pays wages to the employee for time spent traveling to the work site in excess of 60 minutes.  Return transportation shall be provided on the same basis.

3.	Is available each workday at times reasonably close to the beginning and ending of each work shift; and

4.	Meets applicable transportation safety standards.

The Contractor may not consider the cost of the camp facility or transportation in setting wages for the employee or in meeting wage requirements under AS 23.10.065 or AS 36.05.  Use of the construction camp shall be provided by the Contractor to all Contractor’s, subcontractor’s, tiered subcontractor’s, and Department employees at no cost to the occupants.

The project construction camp shall be fully operational when the onsite project work force (including Department personnel) numbers 15 or greater, and shall be available and maintained throughout the project, except as provided below.

During the following time periods, the Contractor is not required to have his construction camp operational and may provide for project employee lodging by alternate means including commercial facilities, temporary camps, or other reasonable means as approved by the Department’s Project Manager:

1.	During initial project start-up prior to installation of the full service construction camp.

2.	During winter shutdown or periods when the total onsite project work force numbers less than 15.

3.	During finalization of project construction when the total work force falls below 15.

Failure of the contractor or its subcontractors to comply with this subsection shall be grounds for the suspension of progress payments as set forth in Section 640, Mobilization and Demobilization, until such time as the Contractor is in full compliance.  Continued failure to comply will result in the forfeiture of the suspended payments.  Further continued failure to comply will be grounds for contract termination for default.

644-2.06 SCALES.  Delete the first and second sentences and substitute the following:  When the bid schedule calls for payment on a ton basis for material, the Contractor shall furnish and maintain platform scales, scalehouse, and an electronic computerized weighing system, as hereinafter specified.  A permanent certified commercial scale may be used with the Engineer’s written approval.  Belt conveyor scales are not acceptable for determining pay weight when the contract documents provide for payment on a ton basis.

Delete the second paragraph and substitute the following:  Sanitary lavatory facilities, heating, adequate electrical lighting and 120 volt, 60 cycle power shall be furnished to the scale house.

Delete paragraph three in its entirety.

Delete the fourth paragraph and substitute the following:  Furnishing platform scales, tickets, scale house, and the electronic computerized weighing system, including all supplies such as:  weigh tickets, paper, printer ribbons, diskettes, etc., and all maintenance and repair services necessary to keep the system functional, shall be supplied by the Contractor and are not a pay item but will be considered a subsidiary obligation.  Platform scales, scale house and the electronic computerized weighing system shall remain the property of the Contractor upon completion of the work.

The Scales Diary is a bound book provided by the Engineer, to be completed by the Contractor’s scale person, that contains dates of action, type of material, source, time the scale opened and time the scale closed, times of scale balance, ticket sequence, time the haul for each material started and stopped, voided ticket numbers, truck numbers, times of tare and tare weights, and the scale person’s signature.  In addition, the following information on any scale used to weigh materials for payment shall be provided in the Scale Diary:

a.	Owner of the scales, and scale locations.

b.	Manufacturer’s name, model serial number, maximum capacity, and type of scales (single beam, double beam, self-reading, etc.).

c.	Date(s) the scales were installed and/or adjusted.

d.	Scale service company inspections and accuracy checks (attach copy).

e.	Division of Weights & Measures inspections and accuracy checks (attach copy).

f.	Time and dates of notification of any malfunctions.

The Scales Diary(ies) shall remain the property of the Engineer.

Delete the second sentence of the last paragraph and substitute the following: Platform scales shall include a weatherproof housing constructed in a manner that protects the recording equipment and allows the scale operator convenient access to the weigh indicator, scale computer, ticket printer, and the printer used to produce the Transaction Summary Report.  All components of the platform scales which could be physically manipulated in a manner to alter weights shall be protected by sealed enclosures, acceptable to the Engineer.

Add the following:  The Contractor shall provide an electronic computerized weighing system with the following capabilities:

COMPUTER

1.	The scale computer shall have the ability to store project numbers and all pay item descriptions for multiple projects and products which are weighed with the scale system.

The self-reading scale system shall include the scale load cell, a sealed direct reading weight indicator, scale computer, ticket printer, sequential Transaction Summary Report printer, and the ability to record a complete shift’s transaction on a 3½-inch high density diskette.

The scale computer shall read the output data from the weight indicator without any unit conversion.  If a conversion of pounds to kilograms is necessary, the Transaction Summary printer shall also print the Gross Vehicle Weight of each load in pounds for the Engineer’s review of the metric conversion factor.  The conversion factor shall be 907.1847 kg/ton.  All individual parts of the system shall be compatible with each other and suitable for field conditions.

Unless prior written authorization is obtained from the Engineer, no payment will be allowed for any material weighed without using the electronic computerized weighing system.

2.	The scale computer shall store the following for each hauling vehicle utilized on the Project:  vehicle identification number or the permanent commercial scales’ assigned unique vehicle identification number if so marked on the vehicle, the tractor license number, associated trailer license number(s) or the permanent commercial scales’ assigned unique vehicle identification number(s) if so marked on the trailer, tare weight, and maximum allowable vehicle weight (MAVW).

Vehicles shall be tared a minimum of once daily by the scale operator.  The Engineer may request additional tares to be done at any time the scale is operational.  The Engineer may also require that he be present when tares are done.

The MAVW shall be calculated by the Engineer and a listing of all vehicles and their MAVW(s) will be placed in the scalehouse by the Engineer.  The MAVW will be the maximum allowable legal weight, as determined by the Engineer when overloads cannot be hauled in the traffic stream; the manufacturer’s recommended maximum allowable gross vehicle weight as certified by the Contractor when on-road vehicles are allowed to haul overloads in the traffic stream; or an arbitrary number of 500,000 pounds when the Engineer allows unrestricted overloads out of the traffic stream.

The scale operator shall only utilize MAVWs which have been provided by the Engineer in writing.  No tickets shall be issued to a vehicle until the Engineer provides the MAVW.

3.	During weighing operations, the electronic computerized weighing system shall compare each vehicle’s gross weight to its MAVW.  If the vehicle exceeds its MAVW the system shall alert the scale operator that an “overload” exists and the system shall not issue a ticket.

No payment will be made for any material hauled in a vehicle which is not in conformance with the requirements of Subsection 105-1.12, Load Restrictions, and this Subsection.  Non-conforming vehicles shall dump sufficient material so that they conform, and then be re-weighed.

4.	The computer system shall have a battery backup as well as protection for power surges or brown outs. The computer system shall be capable of retaining all stored data during a power outage and shall be operable during a power outage to allow shutdown of the hard drive without the loss of information.

TICKETS

The ticket printer furnished by the Contractor shall print a legible weigh ticket for the Engineer on continuous feed 10 kg (4.5 lb.) paper with nominal dimensions of 215 mm (8½-inch) by 140 mm (5½-inch), and with the following information on each ticket in the order listed:

a.	Sequential ticket number (eight digits, the first three digits being a Project code, the next being a product code [A, B, and C for the borrow classifications, D for Crushed Aggregate Base Course, E for asphalt, etc., as directed by the Engineer], and the last four digits being the sequential number for each product).

The permanent commercial scales may use “load number” to count the sequential loads for the Project.  The load number shall be the different for each project and product hauled, and shall be reset to “0” at the beginning of each shift.

Whichever is used, this number shall be output to the data diskette given to the Engineer as Field 1, TKT.

b.	Project information (20 digits, the first five being the Project AKSAS number, the next 11 for the Project name, and the last four for a materials source reference).

c.	Date and Time of Dispatch (24 hour time).

d.	Pay Item name in words with “-Job Total”, “-Shift Total”, “-Daily Total”, or “- Cumulative” Tons (A cumulative product total for this shift and ticket sequence, in tons).

e.	Vehicle identification number, license number, and trailer license number(s).  The permanent commercial scales may assign a permanently affixed tractor and trailer vehicle identification numbers, and shall maintain a current record of the corresponding license numbers.

f.	MAVW, as provided by the Engineer in writing.

g.	Gross weight in pounds.

h.	Tare weight in pounds.

i.	Net weight in pounds.

All of the above items are to be printed by the ticket printer with a minimum of a 12 point font, and Items b. and c. above shall not be pre-printed.  After printing, the weigh ticket shall be automatically advanced to a position where it can be torn off at a perforation and handed to the driver.

TRANSACTION SUMMARY REPORT PRINTER

The electronic computerized weighing system shall include a sequential Transaction Summary Report printer that will print out all transactions (keystrokes) made by the computer concurrently with the ticket printer.  For permanent commercial scales, the Transaction Summary Report may be printed at the end of the company’s daily shift with the Engineer’s approval.  The printer shall print all scales transactions including tares, voided tickets, and data changes made by the scale operator.  The printer shall allow for the paper to be manually advanced so that the scale operator can write notes on the paper when special situations occur such as voided tickets, incorrect hauling unit number used, etc., which shall also be noted in the Scales Diary as provided under Subsection 109-1.02, Measurement of Quantities.

Transaction Summary Reports will be printed concurrently, or at the end of the shift in the case of a commercial scale if approved by the Engineer.  The Report shall include the following information:

a.	Project number (first five characters of Field 11, PROJECT).

b.	Date (Field 2, DATE).

c.	Pay item.

d.	Materials source number (last three or first two characters of Field 10, PRODUCT, at the Engineer’s option).

e.	Sequential ticket number, or load number, at the Engineer’s option.

The sequential weigh ticket number shall be set to “1” at time 0:00 (12:00 PM) or prior to the first load being hauled at the beginning of each shift for each unique project number, pit number, and pay item combination.  The project information, date, pay item, hauling unit identification number(s), their MAVW’s, and the scale operator’s name shall also be able to be set by the scale operator.  Tare weights shall only be able to be changed by a tare weighing operation.

DATA DISKETTES

The electronic computerized weigh system shall also provide the Engineer with a 3½-inch high-density diskette at the end of the shift.  The disk shall record all ticket information which was produced during the shift.

The data shall be stored in two files with the same information but different formats. The first file shall be in dBASE IV format (IBM) and shall be useable by the program without any conversion or manipulation.  The naming convention for this file shall be “yymmdd.dbf”.  The second file shall be a raw data file in ASCII format with fields separated by commas, character fields enclosed in double quotes, a carriage return at the end of each record, and an end-of-file-mark following the last record.  The naming convention for this file shall be “yymmdd.csv”.  If more than one scale is used on the Project, a scale location designation acceptable to the Engineer shall be utilized for the seventh and eighth characters of the file name.

If the Contractor is hauling from a permanent commercial scales operation, then the commercial vendor shall download his hard drive directly to a disk with out conversion or manipulation at the end of the shift.  He shall also provide conversion programs and training so that data can be converted into the information the Engineers requires.

In the event both data files on the diskette are not completely useable to obtain all truck weighing data, the Contractor shall correct, construct, or reconstruct the data file utilizing the sequential Transaction Summary Report or other information, as directed by the Engineer, as a data source.  No payment will be made for any hauled material on a given date until an accurate “daily” data file has been delivered to the Engineer.  If written permission is obtained from the Engineer to weigh without the electronic computerized weighing system for a minor equipment failure, a data file, acceptable to the Engineer, shall be constructed as described above.

The fields for each record shall be in the following format and order.  Other data fields may also be provided but shall follow the fields in the required format.

|  | Field | Field Name | Type | Width |
| --- | --- | --- | --- | --- |
|  | 1 | TKT | Character | 4 (right justified w/leading blanks) |
|  | 2 | DATE | Character | 8 (mm/dd/yy) |
|  | 3 | TIME | Character | 5 (hh:mm) (24 hour) |
|  | 4 | UNIT_ID | Character | 5 (right justified w/leading blanks) |
|  | 5 | MAVW | Numeric | 6 (pounds) |
|  | 6 | GROSS | Numeric | 6 (pounds) |
|  | 7 | TARE | Numeric | 6 (pounds) |
|  | 8 | NET | Numeric | 6 (pounds) |
|  | 9 | COMMENTS | Character | 20 |
|  | 10 | PRODUCT | Character | 20 |
|  | 11 | PROJECT | Character | 20 |

The system shall be able to generate the summary report, either during or at the end of the day or shift, which summarizes the number of loads and total net weight for each Date, Project, and Product.  The original of the end of day report shall be given to the Engineer at the end of each shift.

A user instructional manual shall be available for each scale which explains the complete scale operation.  A copy of this manual shall be kept in each scalehouse and be available for review by the Engineer at all times.

In the event that extra construction engineering expenses are incurred due to checking non-machine data entries or other data irregularities, an amount equal to the value of those expenses will be deducted from the value of the item before payment.

(scale6.wpd)

644-2.07  WATER SAMPLING.  Add the following subsection:  Prior to initiating work around potable water supply sources, the Contractor will be required to retain an independent test laboratory to obtain water samples at the locations directed by the Engineer.  These samples shall be tested for conformance with the Alaska Department of Environmental Conservation Drinking Water Regulations, and the results shall be transmitted directly to the Engineer.

During construction, samples shall be taken and tested at intervals as directed by the Engineer (ie: daily or weekly) depending on the adjacent operation.  After completion of the work final samples shall be obtained and tested.

644-2.08  CONTAMINATED MATERIAL TESTING.  Add the following subsection:  In accordance with Subsection 203-3.05, Contaminated Material Testing, the Contractor shall retain an independent test laboratory to conduct the following tests:

1.	Field Tests

a.  Organic Vapor Analyzer (OVA) Analysis

b.  Visual Analysis (Petroleum Odor)

2.	Laboratory Tests

a.  Volatile Aromatic Hydrocarbons

b.  Total Petroleum Hydrocarbons

644-3.01  METHOD OF MEASUREMENT.  Add the following: Water sampling and contaminated material testing shall be reimbursed based on paid receipts for the authorized tests.

644-4.01  BASIS OF PAYMENT.  Add the following:  Electricity, propane and water supplied for the State-provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory.

(7/25/95) R63A

Payment for water sampling and contaminated material testing will be made on the basis of receipts for authorized tests plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to obtain samples and have tests performed.  A change order will not be required to initiate water sampling or contaminated material testing.

Camp Facility.  The lump sum price will be full compensation for all labor and equipment, supplies, and materials required to furnish, install, maintain, and remove the camp facility in accordance with these specifications.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

644(7)	Water Sampling	Contingent Sum

644(8)	Contaminated Material Testing	Contingent Sum

644(11)	Camp Facility	Lump Sum

(9/1/89)R64

Add the following section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this Contract will be as shown on the Bid Schedule.

645-2.01  OBJECTIVE.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, Items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j, and 7.1, located in the "green pages" of this document.

645-3.01  GENERAL.  The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the work force in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to Contract Award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office Engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some off-site training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for off-site training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following:  contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the off-site training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the Contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within two weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to Contract Award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this Section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the Contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02  WAGES.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the Contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03  SUBCONTRACTS.  In the event the Contractor subcontracts a portion  of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the Subcontractor.  Any such Subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with Subsection 645-5.01, Basis of Payment.

645-4.01  METHOD OF MEASUREMENT.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this Section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/ trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  BASIS OF PAYMENT.  Payment will be made at the Contract Unit Price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of Subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these Specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	Provide the required hours of training (as shown on the approved Form 25A311),

2.	Train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	Hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program, Two Trainees/Apprentices	Labor Hour

(10/29/91)S16

Add the following Section:

SECTION 646

EQUIPMENT RENTAL

Special Provisions

646-1.01  DESCRIPTION.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of the proposed improvements at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

646-2.01  EQUIPMENT FURNISHED.  In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

646-2.02  EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL.

Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

646-3.01  CONSTRUCTION REQUIREMENTS.  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer.  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

646-4.01  METHOD OF MEASUREMENT.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project will not be authorized for payment.

646-5.01  BASIS OF PAYMENT.  The pertinent contract bid price per hour for the equipment shown in the Bid Schedule shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

646(1)	Wide Pad Dozer, 65-HP Minimum	Hour

(6/25/92)R15

SECTION 650

PARK FACILITIES

Special Provisions

Add the following section:

650-1.01 DESCRIPTION.  This work shall consist of furnishing, constructing and installing park facilities in conformance with the plans.

650-2.01 MATERIALS.  Materials shall be new and conform with the details shown on the plans or as specified in the following:

1.	Lumber.  Lumber shall conform with Section 713.  Wood species shall be Douglas Fir, Western Hemlock or Hem-fir unless otherwise specified.

a.	Dimensional.  The use classification for light framing shall be Construction Grade.  Use classification for structural joists and planks shall be No. 2 Grade or better.  Manufacturing classification shall be Dressed (Surfaced) Lumber.  Size classifiaction shall be Nominal Size Designations of Boards, Dimensions and Timbers.

b.	Rough Cut.  The use classification shall be Structural Lumber, No. 2 Grade of better.  The manufacturing classification shall be Rough Lumber.  Size classification shall be Rough Dry Sizes.

650-2.02 PAINT.  The following paint types or approved equals, are specified:

1.	Oil Stain.   Oil stain shall be russet color, flat, solid, oil-base stain.  Oil stain may be Color-Shield 4000 #63-138 Russett as manufactured by Preservative Paint Company, Russet as manufactured by Pittsburgh Paint Company, or Olympic Russet as manufactured by PPG Architectural Finishes, Inc.  Color samples of proposed substitutions shall be submitted for approval of the Engineer.

2.	Clear Wood Finish.   Clear wood finish shall be penetrating oil-base stain formulated for water repellency.

3.	Metal Primer Paint.  Metal primer paint shall be oil-base zinc-chromate primer.

4.	Enamel Paint.  Enamel paint shall be exterior alkyd-base gloss enamel.  The color shall match the oil stain.

5.	Concrete Sealer.  Concrete sealer shall be clear acrylic copolymer conforming to AASHTO M-148 (ASTM C 309) Standard Specification for Liquid Membrane-Forming Compounds for Curing Concrete, for Type 1 compounds.

6.	Above Ground Wood Preservative.  Above ground wood preservative shall be brown preservative with active ingredient of minimum 9.08 percent copper naphthenate (equivalent to minimum one percent metallic copper).  The color shall be as approved by the Engineer.

Paint that has been frozen or is out of date shall be replaced at no additional cost to the Department.

650-2.03 STRUCTURAL STEEL.  Structural steel shall conform with the requirements of ASTM Specification A-36, for Structural Steel.

650-2.04  FASTENERS.  Commercial quality and types of nails and screws are to be used as required to securely hold all members in place in accordance with National Design Specifications.  Nails shall be hot-dipped galvanized.    All other fasteners shall be corrosion resistant.  Fasteners in pressure treated wood shall be hot-dipped galvanized.   Nails and wood screws below grade in pressure treated wood shall be stainless steel.

650-2.05 STEEL CONNECTORS FOR WOOD CONSTRUCTION.

1.	Column Bases.  Painted or corrosion resistant column bases shall be used for connecting wood posts to concrete footings.  Size the column bases to the dimensions of the  posts.  Rough cut posts shall be the full dimension of the column bases.  Stirrups shall be provided with holes for two galvanized bolts with washers.

| Post Size | Base Plate Dimensions | Stirrup Material | Bolt Size | Minimum Uplift Design Load |
| --- | --- | --- | --- | --- |
| 5½ x 5½ | 5½ x 5½ | 3/16 x 3 Strap | 5/8 | 5,030 Pounds |
| 6 x 6 | 6 x 6 | 3/16 x 3 Strap | 5/8 | 5,030 Pounds |
| 7½ x 7½ | 7½ x 7½ | 1/4 x 3 Strap | 3/4 | 7,230 Pounds |
| 8 x 8 | 8 x 8 | 1/4 x 3 Strap | 3/4 | 7,230 Pounds |

2.	Two-Panel Interpretive Kiosk.  Fabricate beam hangers as shown on the plans with A-36 or A-572 steel.  Hangers shall be primed and painted.

3.	Interpretive Sign Angles.  Fabricate interpretive sign angles with A-36 or A-572 steel.  Angles shall be hot-dipped galvanized after fabrication.

650-2.06 PARK BENCHES.     Park benches shall be contoured six-foot-long wood benches with steel tubing frames forming the backs and seats.  The benches shall have two each one-piece welded end frames consisting of a formed back and seat bracket of 3/8-inch thick by minimum 2½-inch steel plate and steel post leg for permanent installation in a concrete footing in accordance with the manufacturer’s recommendations.

Steel posts shall be minimum 2½-inch square tubes or minimum three-inch diameter pipes.

Seat and back slats shall be 3½-inches by 3½-inches or three inches by four inches wood members with ¼-inch radius ends and eased edges.

Wood members shall have a factory applied clear sealer and preservative treatment for exterior applications.  Steel leg and seat frames shall be hot-dipped galvanized after fabrication or factory finished with black polyurethane.  Fasteners shall be corrosion resistant.  Bench-leg footings shall be installed in 12-inch diameter x 24 inches long sono-tubes with two #5 x 16-inch equally spaced reinforcement bars inserted within.

650-2.07 SPOTTING SCOPES.  Spotting scopes shall be commercial grade telescopes for public use, with weatherproof housing and base.  Viewer heads shall be removable from the columns for storage by unlocking pedestal cap barrel locks.  Coin chutes shall be provided, but set to operate with the coin chutes removed.  The telescopes shall have the following characteristics of the Model Mark One Telescope as manufactured by the Sea Coast Manufacturing Company, Inc., Fairhope, Alabama 36533, Telephone (800) 343-8882, (205) 928-8882, Facsimile (205) 928-8909, or approved equal.  It shall have the following features:

Height				57 Inches

Weight			85 Pounds

Castings			356 Aluminum Alloy

Column			4½-Inch Diameter Aluminum Stanchion

Color				Gray

Base				30-Inch Diameter

Telescope Width		Nine Inches

Telescope Length		24 Inches

Housing Movement		360 Rotation, 33 Up and 40 Down

Power/Field of View		20X/121 Feet at 1,000 Yards

Coin Chute			25¢ Standard U. S. Coin

Timing Mechanism		One Minute 30 Seconds

650-2.08  CONCRETE.  Concrete shall conform with the requirements of Section 501 and details on the plans.  All concrete shall be Class A.

650-2.09 GALVANIZING.  Hot-dipped galvanizing shall conform with AASHTO M111 or M232 (ASTM A123 or A153).

650-2.10 BULLETIN BOARD.  Polycarbonate sheeting shall be clear and 3/16-inch in thickness.

CONSTRUCTION REQUIREMENTS

650-3.01 GENERAL. Locations shown on the drawings of park facilities are approximate.  The Engineer will field locate park facilities at the time of construction.

650-3.02 CLEARING AND GRUBBING.  Clearing and grubbing shall conform with the applicable portions of Section 201.

650-3.03 EXCAVATION AND BACKFILL.  Excavation and backfill shall conform with the requirements of Section 203 and the details on the plans.  Embankment materials for pathways shall conform with the requirements for Selected Material, Type A as specified in Subsection 703-2.07.

650-3.04 WOOD.  Competent carpenters shall be employed and all framing shall be true and exact.  Unless otherwise specified, nails and spikes shall be driven with just sufficient force to set the heads flush with the surface of the wood.  All non-removal erection marks on fabricated lumber shall be located so as to be hidden from view in the completed work.  Use of damaged lumber shall not be allowed.  Store on-site lumber above the ground and protected from damage and weathering.

Holes for round drift-bolts and dowels shall be bored with a bit 1/16-inch smaller in diameter than that of the bolt or dowel used.  Holes for machine and carriage bolts shall be bored with a bit of the same diameter as that of the bolt.  Holes for lag screws shall be bored with a bit not larger than the body of the screw at the root of the thread.

Unless otherwise specified, USS flat washers shall be used in contact with all bolt and heads or nuts that would otherwise be in contact with wood.

650-3.05 PAINT.  Paint shall be delivered in sealed containers with labels legible and intact.  Remove dirt, grease, oil and other construction debris prior to painting.  Insure that surfaces to be painted are even, smooth, sound, clean, dry, and free from defects affecting proper application.  Metal surfaces to receive paint shall be corrosion free.  Apply all paint in accordance with the manufacturer’s recommendations.  Paint material shall be applied evenly without runs, sags or other defects.  Each coat shall be worked into the material being coated at the average rate of coverage recommended by the manufacturer.  Cover surfaces completely to provide uniform color and appearance.  Remove all paint, stain or other finish material where it has been spilled or spattered.

1.	Non-Treated Wood, Surfaced.  Finish surfaces not scheduled to receive stain or clear wood finish shall be treated with wood preservative.

2.	Non-Treated Wood, Rough Cut.  Both the below and above ground portions of rough cut non-treated wood shall be saturated with wood preservative.

3.	Concrete.  Exposed concrete surfaces shall be sealed.

4.	Metal.  Prime and paint exposed metal surfaces that are not fabricated of corrosion resistant material.

5.	Interpretative Sign, Type C.  Steel frame and sign brackets shall be hot-dipped galvanized after fabrication.

6.	Two-Panel Interpretive Kiosk.  Apply oil stain on exposed wood surfaces of the kiosk except for the roof deck and interpretative panel frames, and hardware.  Apply clear wood finish on the exposed roof deck and interpretive panel frames.

650-3.06 SPOTTING SCOPES.  Install the spotting scopes with concrete foundations in accordance with the manufacturer’s recommendations.

650-3.07 PICNIC TABLES.  Picnic tables shall be constructed in accordance with Standard Drawing R-12.01 except that all tables are to be built to accessibility dimensions.  This modification extends the table tops an additional one foot in length at each end.

650-3.08 PATHWAYS.  Base course and paving for pathways shall conform with Sections 301 and 406 and the details on the plans.

650-3.09 TOPSOIL AND SEEDING.  Topsoil and seeding of park facilities shall conform with the requirements of Sections 618 and 620.

650-4.01 METHOD OF MEASUREMENT.  Park facilities with the unit measure each will be measured under this section by the actual number of facilities completed and accepted.  Concrete required for park facilities foundations will not be measured for payment.

Excavation and embankment for park facilities outside the limits shown on the plans  will be measured for payment only if said activity is directed by the Engineer.  Excavation required for other facilities paid for under this section will not be measured for payment.

Pathway surfacing for park facilities will be measured for payment in accordance with Sections 301 and 406.

Topsoil and seeding for park facilities will be measured for payment in accordance with Sections 618 and 620.

650-5.01 BASIS OF PAYMENT.  The accepted quantity of park facilities will be paid for at the contract unit price per unit of measurement for the item specified, completed in place, and listed below, excluding all clearing, grubbing, excavation, embankment, crushed aggregate base course, emulsified asphalt treated base, surface treatment with high float emulsion, topsoil and seeding which will be paid for separately at contract unit prices.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

650(1)	Picnic Table	Each

650(3)	Park Bench	Each

650(11)	Spotting Scope	Each

650(30)	Two-Panel Interpretive Kiosk	Each

650(40)	Interpretive Sign, Type C	Each

SECTION 654

VAULTED TOILET

Special Provisions

Add the following section:

654-1.01  DESCRIPTION.  This work consists of constructing a vaulted toilet in conformance with the plans and specifications.

654-1.02  APPLICABLE ACCESSIBILITY STANDARD. Americans with Disabilities Act (ADA) Accessibility Guidelines for Buildings and Facilities is applicable to this structure.

654-1.03  SUBMITTALS.  Submittals are required for materials. Submittal approval by the Engineer is required prior to incorporation of materials into the work. Complete submittal information is required to be on the job site at all times during the construction of the vaulted toilet. The Contractor shall make materials available for inspection in a convenient manner, at the time of arrival, for conformance with the submittal information and contract documents.  Materials found to differ from contract specifications shall be replaced at no additional expense to the Department.

654-1.04  SUBSTITUTIONS.  Substitutions will be made in accordance with Subsection 106.01.

654-2.01  MATERIALS.  All materials shall be new and conform to the Bill of Materials and details shown on the plans and shall conform with the following subsections:

654-2.02  BACKFILL.  Backfill shall conform with the requirements of Subsection 703-2.07, Selected Materials, Type B.

654-2.03  CRUSHED AGGREGATE SURFACING.  Crushed Aggregate Base Course, Grading D-1, shall conform with Subsection 703-2.01.

654-2.04  CONCRETE.  Six-sack concrete shall conform with Section 501.

654-2.05  PRECAST CONCRETE UNITS.  Precast concrete units shall conform with Subsection 712-2.05.

654-2.06  CONCRETE MASONRY.  Concrete masonry units shall conform with Subsection 704-2.03.

654-2.07  MORTAR.  Mortar shall conform with Subsection 705-2.06.

654-2.08  GROUT.   Grout shall conform with Subsection 705-2.07.

654-2.09  REINFORCING STEEL.  Reinforcing steel shall conform with Subsection 709-2.01.

654-2.10  STRUCTURAL STEEL.   Structural steel shall conform with Section 716.

654-2.11  FASTENERS.  Fasteners shall be commercial quality and types of bolts and screws as required to securely hold all members in place. Bolts shall be hot-dipped galvanized. All other fasteners shall be corrosion resistant.

654-2.12 ROOF PANELS AND FLASHING. The roof shall be an exposed fastener metal roof system with panel base metal steel conforming with ASTM A-446-91, Grade C, (40,000 psi minimum yield strength) with a protective coating of zinc-aluminum alloy conforming with ASTM A-792-89, 45 percent zinc and 55 percent aluminum by weight applied to a thickness of 1.9 mils. *** deleted ***Exterior surface paint finish shall be a 0.l65 mil polyester finish coat over a 0.2 mil baked-on epoxy primer. Exterior surface color shall match "Denali Green" or "Forest Green" by ASC Pacific, (BHP Company), or an approved equivalent.  Interior surface paint finish shall be a 0.25 off-white backer over a 0.15 mil baked-on epoxy primer.

1.	Roof Panels. Roof panels shall be 18 gauge minimum, 36-inch-wide panels with a 1 1/2" deep roll-formed profile pattern consisting of  evenly spaced ribs at 7 1/2" on center.

2.	Gable Trim and Universal Ridge. Gable trim and ridge shall be approximately six inches wide, and painted to match the roof panels.

3.	Closure Strips. Closure strips shall be polyethylene foam-type to fit panel profiles or 1-inch by 1- inch universal closures.

4.	Sidelap Mastics. Sidelap mastics shall be closed cell neoprene butyl.

5.	Fasteners. Metal to metal fasteners shall be as shown on the drawings.  Fastener heads shall be prepainted the same color as roof panels.

654-2.13  JOINT SEALER.  Joint sealer shall be silicone caulking compound compatible with all surfaces encountered in the work.

654-2.14  WINDOW PANELS.  Window panels shall be 3/16-inch thick pebble finish clear polycarbonate sheeting.

654-2.15  PAINT.  The following paint types, or approved equals, are specified:

1.	Epoxy Paint. Epoxy paint shall be white color, two-component cross-linked semi-gloss.  Two-component water-borne epoxy with performance equal to solvent-borne epoxies may be used.

2.	Paint for Plastic Vent Pipe. Vent pipe paint shall be black color exterior latex.

3.	Primer for Plastic Vent Pipe. Primer shall be black color specifically designed for painting plastic.

4.	Concrete Sealer. Concrete sealer shall be clear acrylic copolymer conforming with AASHTO M-148 (ASTM C 309) Standard Specification for Liquid Membrane-Forming Compounds for Curing Concrete, for Type 1 compounds.

Paint that has been frozen or is out of date shall be replaced at no additional cost to the Department.

654-2.16  METAL SIGNS.   Metal signs shall be fabricated to the dimensions shown. Reflective sheeting shall be Type II (medium  intensity) with white sheeting for symbols, letters, and borders, and brown sheeting for backgrounds. Layout details of custom signs not shown shall conform with the Alaska Sign Design Specifications.  Sign sheets shall be alloy 6061-T6 aluminum, 0.080 inch or thicker.

1.	Signs shall conform with Alaska Sign Design Specifications RS-21 and RS-23, and be mounted on a visible side of the building.

654-2.17  TOILET ACCESSORIES.

1.	Grab Bars. Grab bars shall be one-piece 1½- inch outside diameter heavy duty stainless steel horizontal bars, constructed to the dimensions shown on the floor plan, meeting ADA accessibility requirements.  Mounting flanges shall have exposed fasteners.

2.	Toilet Paper Dispensers.  Dispensers shall be three-roll toilet paper dispensers, commercialy manufactured of  ¼-inch-thick steel plate. Dispensers shall consist of two L-shaped wall brackets and a cross bar to hold three rolls of toilet paper. One leg of each wall bracket shall have three holes for fastening to 16-inch on center wall framing. The other wall bracket leg shall be slotted to receive the cross bar. The cross bar shall be wider than the standard center hole in a toilet paper roll to prevent removal of paper by rolling. One end of the cross bar shall be bent so that it cannot be removed from the wall bracket from one direction. The other end of the cross bar shall have a 3/8-inch padlock hole. When locked, the cross bar shall not be removable from the wall brackets. The dispenser shall have a gloss white enamel finish.

654-2.18  TOILET RISER ASSEMBLY.   The riser assembly shall be 18 inches high, smooth, with white cross-linked polyethylene vault toilet riser, 7/8-inch thick white high impact polystyrene seat, and white high impact polystyrene cover.   It shall have a molded one piece design with no joints or seams. Mounting hardware shall be stainless steel.  The riser dimensions shall be 18 inches high from the floor, five-inch flange “skirt”, 20-5/8 inches by 16½-inch oval.

654-2.19  TANK VENT SYSTEM.

1.	Vent Pipe. The vent pipe shall be  impermeable 12-inch diameter, Schedule 40 plastic pipe.

2.	End Flange Sleeve. The flange sleeve shall be Schedule 40, impermeable plastic pipe, sized to fit over the vent pipe with minimum one-inch flange width.

654-2.20  MANHOLE RING AND COVER.   Manhole ring and cover assemblies shall be cast iron watertight reversible slab type castings for 24-inch ID corrugated metal pipe applications with four-inch overall height, 20½-inch free space opening and solid cover. The lettering on the manhole cover shall be “SEWER”. The cover shall have edge pry-lifting device design. The cover side of the manhole ring shall have a machined groove fitted with a ¼-inch neoprene gasket.

CONSTRUCTION REQUIREMENTS

654-3.01  SITEWORK.  Excavation and backfill shall conform with Section 204 and the details on the plans. Finish ground profile within ten feet of the concrete pad shall slope away from the building wall or pad for drainage at a maximum slope of 1:20.  The area within ten feet of the pad shall receive crushed aggregate surfacing.  Place and compact the crushed aggregate surfacing in accordance with Section 301 Aggregate Base Course.  No vertical break shall result at the point where the surfacing meets the concrete slab.

654-3.02  CONCRETE.  Concrete shall conform with Section 501-3.01 and as detailed on the plans.  The Contractor shall coordinate concrete placement with the Engineer at least 24 hours prior to the scheduled arrival of concrete. Place concrete only after the formwork has been accepted.

Reinforcing steel shall not be in contact with the formwork or ground during concrete placement. If concrete block pieces are used in lieu of chairs, they shall not have a surface area greater than nine square inches.

Slope the concrete slab as shown on the drawings. Floors of interior areas are to receive a hard troweled finish. Exterior slab surfaces are to receive a broom finish with straiations parallel to the ridge of the toilet building.

Seal concrete using the specified product or approved equal in accordance with the manufacturers instructions. Sealing ballast concrete is not required. Apply sealant to sides of the slab after forms have been removed.

Cover concrete with polyethylene film while the concrete is still moist. If the concrete surface appears dry, it should be wetted with a fine spray before sheeting is placed. If more than one sheet is used, sheets should be lapped a minimum of 18 inches. Weight the polyethylene to allow sheet(s) to remain in contact with the concrete surface(s).  The polyethylene shall remain in place for at least three days.

Protect the concrete against damage from construction operations and painting overspray. Patch any concrete damaged by construction operations in a manner acceptable to the Engineer.

654-3.03  FLASHINGS AND SHEET METAL.   Store sheets and other roofing components above the ground and keep dry. Steel roofing shall not come into contact with lead, aluminum, copper, alkalines, fertilizers, or acids. Panels shall be clean and unmarked during and after erection.

Position the first roof panel at the gable end away from prevailing wind and check for alignment with the building structure. Panels shall overhang sheathing at the eaves two inches as a drip edge. Sidelap mastic shall be installed continuously along the edges of the panels. Do not place fasteners through the sidelap mastic. Install wood-metal screws 24 inches on center at major ribs and stitch screws at 12 inches on center at sidelaps.

Align roof panels correctly prior to ridge cap installation. Install closure strips under the ridge cap and fasten through the cap, closure strips, and roofing at each major rib.

Install the closure strip under the  panels prior to the flashing  installation.  Fasten at 12 inches on center with stitch screws.

Apply the gable trim to both roof sheeting ends. Fasten at the top and sides at 24 inches on center.

Install the tank vent pipe flashing in accordance with the flashing manufacturer’s instructions.

654-3.04  SEALERS AND ADHESIVES.  Install adhesives and caulking as required and as recommended by the manufacturer. Excess caulking or adhesives applied to finish surfaces shall be removed. Caulking shall be installed without pin holes. Voids over ¼-inch wide shall not be filled without the use of backing rod. Caulking shall be compatible with the surface to which it is applied.

654-3.05  WINDOWS.  Install polycarbonate window panels with the pebble side facing the outside of the building.

654-3.06  PAINTING.  Deliver all paint in sealed containers with labels legible and intact. Protect latex paints from freezing.

Remove dirt, grease, oil and other construction debris prior to painting.  Remove and protect all hardware, accessories, factory-finished work and similar items or provide ample  in-place protection. Remove paint in an approved manner from portions of the work not adequately protected from painting operations. Upon completion of each space, carefully replace all removed items. Use only skilled tradesmen for removal, replacement and protection.  Cover and protect finished work of other trades and surfaces not to be painted. Use drop cloths of adequate size to protect adjacent areas.

Insure that surfaces to which painting and other finishing are to be applied are even, smooth, sound, clean, dry, and free from defects affecting proper application.

Metal surfaces to receive paint shall be corrosion free. Repair damaged surfaces with bonding agent prior to painting. Doors and other metal items which have been damaged beyond repair, in the opinion of the Engineer, shall not be installed.

Clean plastic tank vent pipes and elbows with denatured alcohol immediately prior to application of prime coat. Allow prime coat to dry in accordance with manufacturer’s recommendations.

Apply paint material evenly without runs, sags, or other defects.  Work each coat into the material being coated at a average rate of coverage recommended by the manufacturer. Cover surfaces completely to provide uniform color and appearance. Leave moldings, trim, ornaments, edges, and millwork clean and true to details without excess paint in corners or depressions. Make edges of paint adjoining other materials or colors sharp and clean, and without overlaps. Do not apply succeeding coats until the undercoat is thoroughly dry unless recommended otherwise by the manufacturer.

One coat of vinyl primer and one coat of vinyl paint shall be applied to the visible plastic vent pipe.  Remove all paint, stain, or other finish material where it has spilled or spattered.

654-3.07  WALL VENTS.  Attach vents with #10 x ¾-inch round head stainless steel one-way tapping screws.

654-3.08  TOILET ROOM ACCESSORIES.  Attach toilet accessories with #12 x 1¾-inch round head stainless steel one-way tapping screws.

Grab bars shall be installed with the centerline of bars 33 to 36 inches above the finish floor. Grab bars shall act as toilet cover stops.

Toilet paper dispensers shall be centered on the toilet paper dispenser blocks as shown on the plans at 26 inches above the finish floor.

Wardrobe hooks shall be installed on the interior center wall, 24 inches from the doorway wall and at 54 inches above the finish floor.

654-3.09  SIGNS.  Install signs as shown on the plans. Attach signs with four #12 x 1¾-inch round head stainless steel one-way screws in concrete anchors, one in each corner. Select hole location in corners of signs to minimize obstruction of messages and to present a neat appearance.

654-3.10  TOILET RISER ASSEMBLY.  Fasten riser flanges to the floor with size #8 x 1-inch stainless steel pan head slotted taping screws with ¼-inch outside diameter lead screw expansion anchors. Apply liberal amounts of silicone sealant between the holes in the concrete slab and toilet risers. Toilet risers displaying cracks on outside surfaces shall not be installed.

654-3.11  TANK VENT SYSTEM.  Insure that the tank vent pipe is installed plumb. Use PVC glue at all pipe/elbow connections. Apply silicone at the tank vent flange connection. Paint the exposed area of the vent pipe.

654-3.12  MANHOLE RING AND COVER.  The manhole ring and cover shall be inspected at the time of arrival. Set the ring in place in an acceptable manner prior to concrete placement. Protect the ring and manhole cover from concrete spattering during concrete placement.

654-4.01  METHOD OF MEASUREMENT.  Measurement for the vaulted toilet will be the actual number of facilities completed and accepted. All crushed aggregate base course and asphalt surfacing for access paths, clearing, grubbing, unclassified excavation and embankment for the toilet site shall be paid for separately at contract unit prices in accordance with Sections 201, 203, 301 and 406. Excavation for the toilet pit, foundation fill and backfill, and site cleanup will be considered subsidiary to Pay Item 654(1).

654-5.01  BASIS OF PAYMENT.  The accepted quantity of vaulted toilets will be paid for at the contract unit price per unit of measurement for each vaulted toilet completed in conformance with the plans and specifications.  When excavation, borrow and crushed aggregate surfacing outside the limits shown on the plans and described in the specifications is directed by the Engineer, compensation will be made at contract unit prices. When these items do not occur in the Bid Schedule, the work will be paid for by Change Order.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

654(1)	Vaulted Toilet	Each

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

Delete this section in its entirety and  substitute the following:

661-1.01  DESCRIPTION.  This item consists of all work required to furnish and install the load center assemblies at the locations indicated in the plans.  Load circuits, consisting of conduits and conductors, attached to culvert thaw wire assemblies shall be included in other items of work.

The load centers shall be Type 2, Post Mounted, with underground service, as shown on the load center detail sheets.   Load center assemblies shall consist of cabinet, and all associated controls, devices, and mounting hardware.

661-1.02  GENERAL.  Copper Valley Electric Association, Inc. will have relocated their facilities prior to construction of this project.  The exact location of those poles is unknown.  The locations provided for the service disconnects shown in the plans are therefore approximate.

Coordinate locations of load centers with final utility pole locations, culvert locations and visibility from the roadway.  Locations shall be coordinated with and approved by the serving utility and the Engineer.

661-1.03  EQUIPMENT LIST(S) AND DRAWINGS.  The Contractor shall submit for review and approval, within 30 days following award of the contract, eight collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following:

1.	For materials on the Approved Products List:  A description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  Catalog cuts that include the manufacturer's name, type of product, size, model number, conformance

specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

661-2.01 MATERIALS.   All electrical materials, devices, fittings and hardware shall bear the approval of the Underwriters Laboratories, Inc., and shall conform to the standards of the National Electrical Manufacturer's Association (NEMA).

Materials shall also conform to the following subsections of the Standard Specifications:

Conduit					660-2.05

Junction Boxes				660-2.06

Conductors					660-2.08

Wiring					660-2.09(A)

Galvanizing					660-2.14

Load Centers					661-2.05

Treated Wood				714-2.01

661-2.02  WOODEN POSTS.  Wooden posts shall be construction grade, 6" x 6" nominal dimension S4S Douglas Fir, Hem-Fir, Western Larch, Western Hemlock, Mountain Hemlock or Southern Pine conforming to "Standard Grading and Dressing rules, West Coast Lumber Inspection Bureau."  The posts shall be treated in accordance with Section 714.

661-2.03  ELECTRICAL MATERIALS.  All terminals shall be sized in accordance with the amperage ratings of the conductor used, and be suitable for termination of copper and aluminum conductors.

661-2.04  SERVICE EQUIPMENT.  Each main disconnect shall be UL labeled as suitable for use as service equipment.  The main disconnect rating shall be 70 ampere, single phase three wire 120/240 volt with grounded neutral.  The disconnect shall be enclosed complete with hinged lockable door with hasp.

All meter sockets shall be equipped with manual circuit closing by-pass devices.  The by-pass devices may be either the link or lever types.  The horn and sliding types are not acceptable.  All meter sockets shall be safety socket type, i.e. with provisions for de-energizing the meter jaws.  The test section cover shall be sealable with a .047" stainless steel bail padlock.  The meter socket shall not be mounted on doors or removable panels.

Main disconnect circuit breakers shall be thermal-magnetic type with molded case and trip indicating switch handles.  It shall have enclosed toggle-type operating mechanisms with quick-make, quick-break action and be trip-free from the switch handle on overload.  The circuit breaker shall have the frame size, interrupting capacities, and trip indicators  clearly marked on the case.  Multiple pole circuit breakers shall have a common trip.  Contacts shall be silver alloy enclosed in an arc quenching chamber.  Overload tripping breakers shall not be influenced by an ambient temperature range of from -40 deg F to +160 deg F.

661-2.05  LOAD CENTER CABINETS AND COMPONENTS.  Load center cabinets shall be hot dipped galvanized or stainless steel NEMA 4 cabinets with drip shield, hinged door, and lockable hasp.  The cabinets shall be sized as necessary to contain system components.  Cabinet components shall be neatly arranged and mounted on rails or racks.  All live parts shall be enclosed in NEMA 1 enclosures.  All cabinet interior wiring shall be secured and tie wrapped and all enclosure penetrations protected by plastic bushings.  Wiring configuration shall be in accordance with the electrical diagrams indicated in the drawings.

1.	Panel Boards.  Panel boards shall be 100-amp rated, 10,000 AIC, complete with bolt-in type circuit breakers, neutral bus bar, and ground bus bar.  The neutral bus bar shall be isolated from the enclosure and ground.  The panel boards shall be within NEMA 1 enclosures.  Circuits are to be numbered odd on the left and even on the right.  Provide typewritten panel directories indicating which culvert is controlled by each circuit breaker.

2.	GFI Circuit Breakers.  GFI circuit breakers shall be bolt-in type, Class B, complete with test button.  Two pole GFI circuit breakers shall have normally closed auxiliary contacts.  GFI circuit breakers shall be thermal-magnetic type with molded cases and trip indicating switch handles.  They shall have enclosed toggle-type operating mechanisms with quick-make, quick-break action and be trip-free from the switch handle on overload.  The circuit breakers shall have the frame size, interrupting capacities, and trip indicators clearly marked on the case.  Multiple pole circuit breakers shall have a common trip.  Contacts shall be silver alloy enclosed in arc quenching chambers.  Overload tripping breakers shall not be influenced by an ambient temperature range of from -40 deg F to +160 deg F.

3.	Contactors.  Contactors shall be the electrically held type, with 30 amp rated contacts, and NEMA 1 enclosures.  Contacts shall be fine silver, silver alloy, or superior alternative material rated to switch the specified load and shall be normally open, unless otherwise noted.  Single station load centers shall have two poles, double station load centers four poles, and triple station load centers six poles.

4.	HOA Switches.  The HAND-OFF-AUTO switches shall have gloved hand knob and NEMA 1 enclosures.

5.	Thermostats, Ambient Air.  Thermostats shall have capillary bulbs for remote sensing, be 120 VAC rated, and have an adjustable control range which includes 35 deg F.  Set at 35 deg F.

6.	Thermostats, Enclosure.  Thermostats shall be 120 VAC rated with an adjustable control range which includes 50 deg F.  Set at 50 deg F

.

7.	Strip Heaters.  Strip heaters shall be 150 watt, 120 VAC.

8.	Pilot Lights.  Pilot lights shall be line voltage and of a type to match the cabinet.  Provide push-to-test switch inside of the cabinet.

9.	Placards.  Placards shall be of laminated phenolic, black faced, with white stenciled lettering.  Placards shall be mounted with stainless steel screws.

10.	Ground Bars.  Ground bars shall be bonded to load center cabinets.  All enclosures inside of the cabinet shall be bonded to the ground bus.

661-2.06  FITTINGS AND HARDWARE.  Fittings and hardware shall conform to the following:

1.	Bolts and nuts shall conform to ASTM A 307.  All bolts and nuts shall be galvanized in accordance with AASHTO M 232.

2.	All pipe and fittings shall be galvanized and conform to ASTM A 120.

3.	Pipe hangers shall be Grade 35018 malleable iron conforming to ASTM A 47.  All pipe hangers shall be galvanized in accordance with AASHTO M 111.

4.	Conduit to be installed in polyethylene pipe culverts, and to entry and exit posts associated with polyethylene pipe culverts, shall be hot dipped galvanized steel conduit with 40 mil PVC exterior coating, urethane interior coating, and urethane coating over threads.  All fittings, couplings, and boxes associated with the PVC coated conduit shall be of the same construction and of the same manufacturer as the conduit.  Conduit and fittings shall be installed per the manufacturer's recommendations.

661-3.01  CONSTRUCTION REQUIREMENTS.  All work for the installation as specified under this section shall comply with the National Electric Safety Code and with all applicable requirements and recommendations of the latest edition of the National Electric Code as last amended and adopted by the local authority having jurisdiction.

Where required on the plans, the Contractor shall install individual or multiple thaw wire assemblies, as specified and paid for under Section 616, Culvert Thaw Wires.

All thaw wires, branch circuits and control power shall be protected by Class B ground fault circuit interrupting circuit breakers.

The Contractor shall furnish the Engineer with circuit and wiring diagrams.  The diagrams and all warranties and guarantees provided by the manufacturers shall be delivered to the Engineer prior to acceptance of this work.

661-3.02  EXCAVATING AND BACKFILLING.  Excavating and backfilling shall be performed in accordance with Subsection 660-2.01 of the Standard Specifications.

661-3.03  GROUNDING.  Grounding and bonding shall be in accordance with Subsection 660-2.10, Bonding and Grounding, of the Standard Specifications, and with the GROUNDING SCHEMATIC drawing.

Provide a 3/4-inch by ten-foot copper clad ground rod adjacent to the power pole and connect to the neutral/ground at the service disconnect.

661-3.04  LOAD CENTER INSTALLATION.  The positions of the load centers are shown on the plans.

Wiring configurations for load centers shall be in accordance with the wiring diagrams indicated on the load center detail sheets.  Dead panels shall be indelibly labeled with the circuit number and the direction of the circuit run from the load center.

The Contractor shall install a rigid metal conduit of the size shown in the plans, at a 30-inch depth, from each load center and extend it to the service disconnect located on the power pole.

At all load centers the Contractor shall furnish conduit, conductors, contactors, breakers and all other necessary materials to complete the installations to current code requirements.

All work for the installations specified under this section shall comply with the National Electric Safety Code and with all applicable requirements and recommendations of the latest edition of the National Electric Code as last amended and adopted by the local authority having jurisdiction.

All branch circuits and control power shall be protected by Class B ground fault circuit interrupting circuit breakers.

Heat cable terminations and power connections shall be made in accordance with Subsection 616-3.04, Thaw Wire Installation.

661-3.05 SERVICE DISCONNECTS.  Mount service disconnect/meter base assembly on the utility power pole.  The Contractor shall provide a service mast, weatherhead, meter base, disconnect, grounding, and all fasteners as shown on the plans and in compliance with Copper Valley Electric Association’s requirements.

661-3.06  TESTING.  Tests shall be performed in accordance with Subsection 660-2.13, Field Tests, of the Standard Specifications, and as indicated below:

When the load centers are ready to be energized, the Contractor shall request and coordinate an electrical inspection of the load centers from the local authority having jurisdiction, allowing at least five working days before the inspection is needed.  The Contractor shall be present during the inspection to assist in accessing the cabinets and to answer questions.  The Contractor shall correct any deficiencies noted in each load center.

661-4.01  METHOD OF MEASUREMENT.  Load centers of the types included in the bid schedule will be paid for at the contract unit price each for the actual number shown on the plans or as directed by the Engineer completed and accepted in place.  Service equipment shall not be measured for payment but shall be subsidiary to Pay Items 661(2A) and 661(2B).

661-5.01  BASIS OF PAYMENT. The contract unit bid price per each load center shall be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified.  Termination of field wiring shall be subsidiary to those pay items of work.

Payment of any fees required by the local authority for electrical inspections and the costs of correcting any deficiencies noted during inspections shall be considered subsidiary to work performed under Section 661.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

661(2A)	Load Center, Type 2, Single Line	Each

661(2B)	Load Center, Type 2, Double Line	Each

SECTION 670

TRAFFIC MARKINGS

Special Provisions

670-1.01 DESCRIPTION.  Delete the first sentence and substitute the following:  This work shall consist of placing durable pavement markings.  Durable pavement markings consist of ***			*** methylmethacrylate pavement markings. ***

***

670-2.01 MATERIALS.  Add the following:  Methylmethacrylate pavement markings shall conform to Subsection 712-2.17.

The methylmethacrylate pavement markings shall be applied using an ambient temperature curing, two component methylmethacrylate system for application on either asphalt or cement concrete surfaces.  The material shall be free from defects or imperfections which might adversely affect the serviceability of the finished product.  It shall be free from dirt and other foreign material and cure to a tough serviceable film.

Glass beads for drop on application shall be those recommended by the striping material manufacturer and as approved by the Engineer.

Standard Modifications

670-3.01  CONSTRUCTION REQUIREMENTS.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)M22

Special Provisions

670-3.01 CONSTRUCTION REQUIREMENTS.   Add the following after Item 3:

4.	Methylmethacrylate Pavement Markings.  The roadway areas to receive methylmethacrylate pavement markings shall be prepared in accordance with this Section and the manufacturer's recommendations.

Methylmethacrylate pavement markings shall be applied at a minimum thickness of 60 mils.  The thickness shall be measured without the glass beads.

A manufacturer's representative shall be present on the first day of striping for each type (sprayed or extruded) and additional days as required by the Engineer.

Striping shall not be applied to new surfacing until the surfacing has cured to the satisfaction of the manufacturer's representative.

All dirt, gravel and other deleterious matter shall be removed from the areas of the surfacing upon which the traffic markings are to be applied immediately prior to traffic marking installation.

The application rate of beading on sprayed markings shall be 20 pounds of beads per gallon and 12 pounds of beads per 100 square feet for extruded markings.

The surface temperature of the roadway shall be in the range of 30 to 105 degrees Fahrenheit for stripe application.  The roadway surface shall be thoroughly dry.

Methylmethacrylate stripe material shall be applied with truck mounted equipment designed and capable of properly mixing at the point and time of application in accordance with the manufacturer's recommendations.

670-3.04 PAINT REMOVAL.  Change the title of this subsection to "Pavement Markings Removal".

Replace the first sentence of the second paragraph with the following:  Pavement markings shall be removed to the fullest extent possible by a method that does not materially damage the surface or texture of the surfacing. Painting over existing striping does not meet the requirement for removal.  Any method utilizing burning

with an open flame shall not be used for the removal of pavement markings. ***

***

670-3.05 PRELIMINARY SPOTTING.  Add the following:  After acceptance of the ***	*** base course layer, but prior to surfacing, the Engineer will establish passing/no passing zones.  The Engineer will establish the no passing zones in accordance with Chapter 3 of the Alaska Traffic Manual.

***		***

670-4.01 METHOD OF MEASUREMENT.  Add the following:  Item 670(11), Durable Pavement Markings will not be measured for payment.  All Temporary Pavement Markings and traffic control for installation of Methylmethacrylate Pavement Marking shall be subsidiary to Item 670(11), Durable Pavement Markings.

670-5.01 BASIS OF PAYMENT.  Add the following:  Repair of any damaged  ***	***surfacing caused by the pavement marking removal operation will not be paid for directly, but will be subsidiary to Item 670(11), Durable Pavement Markings, and work performed under Section 643.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

670(11)	Durable Pavement Markings	Lump Sum

(8/30/96)  R198

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04  STORAGE AND APPLICATION TEMPERATURES.  In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max".

(5/12/89)M23

Special Provisions

702-2.04  STORAGE AND APPLICATION TEMPERATURES. Add the following to Table 702-1:

| Type and Grade of Material | Spray F | Mix F | Storage F |
| --- | --- | --- | --- |
| HFMS-2s | 140-160 |  | 120-175 |

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  FINE AGGREGATE FOR CONCRETE.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

703-2.02  COARSE AGGREGATE FOR CONCRETE.  In the first sentence, insert ", class B," after "AASHTO M 80".

(7/16/93)M24

703-2.03  AGGREGATE FOR BASE.   Add the following to the list under the first paragraph:

Plastic Index      AASHTO T 90      6 max.

(5/7/91)M45

Special Provisions

703-2.03  AGGREGATE FOR BASE.  Modify the degradation and fracture requirements to read:

Gradings	***   ***

EB     	***   ***

Degradation Value		ATM T-13		20 Min.	***   ***.

***	***

***	***

Add the following gradation to Table 703-2:

Percent Passing by Weight

Sieve				 Grading EB		Grading HF

1"				100

3/4"				90-100		100

3/8"				60-80			55-80

No.  4				35-65			35-55

No.  8				20-50			20-45

No. 30							7-25

No. 50				3-20			4-17

No.  200			2-8			0-5

703-2.04 AGGREGATE FOR PLANT MIX ASPHALT PAVEMENT.  Replace this subsection with the following:

Coarse Aggregate. Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality. All material shall be free from clay balls, vegetative matter or other deleterious matters. Coarse aggregate shall not be coated with dirt or other finely divided mineral matter. In addition, coarse aggregate shall meet the following requirements:

| Percent of Wear | AASHTO T 96 | 45 Max. |
| --- | --- | --- |
| Percent Sodium Sulfate Loss | AASHTO T 104 | 30 Max. (Five Cycles) |
| Percent Fracture | ATM T-4 | 80 Min. Single Face |
| Thin-Elongated Pieces | ATM T-9 | 8% Max. |

Fine Aggregate. Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Test.

Blended Aggregate. The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  Blend sand and mineral filler

shall be screened to pass the largest sieve opening specified in the asphalt concrete gradation. The fraction actually retained between any two consecutive sieves larger than the No. 100 shall be not less than two percent of the total. Aggregate gradations shall be determined by ATM T-7. The size of samples for extraction will be in conformance with AASHTO T 164. Extracted gradations will be determined according to AASHTO T 30.

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| Sieve Designation | Gradation Designation |  |  |
| --- | --- | --- | --- |
|  | Type I | Type II | Type III |
| 1 inch | 100 | - | - |
| 3/4 inch | 75-90 | 100 | - |
| 1/2 inch | 60-86 | 75-90 | 100 |
| 3/8 inch | 50-78 | 60-84 | 75-90 |
| No. 4 | 34-62 | 33-70 | 50-78 |
| No. 8 | 24-52 | 19-56 | 32-60 |
| No. 16 | 16-42 | 10-44 | 20-45 |
| No. 30 | 10-32 | 7-34 | 12-34 |
| No. 50 | 8-24 | 5-24 | 8-24 |
| No. 100 | 5-16 | 4-16 | 4-15 |
| No. 200 | 3-8 | 3-7 | 3-8 |

R200

703-2.07  SELECTED  MATERIAL. Add the following to Item 1., Selected Material, Type A:  It shall have 20  to 55  percent by weight of particles passing the No. 4 sieve.

(7/17/95)  R89

Add the following to Item 2., Selected Material, Type B:  Type B-Modified Material shall meet the requirements of Type B except that the portion of minus No. 200 material shall not exceed 20% as determined by ATM T-7.

703-2.10  POROUS BACKFILL MATERIAL.  Add the following:  Gradation requirements of Table 703-7 shall not be applicable to material used as porous backfill for pipe underdrains or fin drains nor in French drains installed for development of water supply sources.  Porous backfill shall meet the gradation requirements for Coarse Aggregate for concrete under the category Coarse Aggregate Gradation, AASHTO

M 43, either the No. 57 or No. 67 gradation.

SECTION 705

JOINT MATERIALS

Standard Modifications

705-2.05  FLEXIBLE WATERTIGHT GASKETS.  In the first paragraph, add: "and precast manhole sections" after "rigid pipe."

(7/2/93)M56

Special Provisions

Add the following subsections:

705-2.06 MORTAR FOR UNIT MASONRY.  Mortar for unit masonry shall conform with ASTM C 270, Type S Mortar F prime M = 1500 psi.  Mortar shall be used within 30 minutes after its preparation.

705-207  MASONRY GROUT.  Masonry grout shall conform with ASTM C 476, F prime M = 2000 psi.

SECTION 706

CONCRETE, CLAY, FIBER, AND PLASTIC PIPE

Special Provisions

706-2.07 CORRUGATED POLYETHYLENE PIPE. Delete in its entirety and substitute the following: Corrugated polyethylene pipe shall conform with the following:

Culverts and Storm Drains	AASHTO M 294

Type S (Double Wall)

Underdrains

Diameter Less Than Ten Inches	AASHTO M 252

Diameter Greater Than Ten Inches	AASHTO M 294

(5/7/91)S60

Add the following:  Ribbed Polyethylene Pipe shall be Class 160 conforming with ASTM Designation F894 and minimum Cell Class per ASTM D3350, 335434C.

SECTION 707

METAL PIPE

Special Provisions

707-2.01 CORRUGATED STEEL PIPE, PIPE ARCHES, AND UNDERDRAINS.  Add the following: All seams on metal pipes manufactured with helical corrugations shall have a continuous weld extending from end to end of each length of pipe in conformance with AASHTO M-36.  Seams shall be  welded in such manner that they develop 90% of the average ultimate strength of the base metal.  A referee test shall be performed by an independent laboratory in accordance with AASHTO T-241, Section 4, during the quarter of the year in which the pipe is fabricated.  A copy of the test results containing the information specified in Section 4.6 of AASHTO T-241 shall be furnished to the Engineer.

A Certification of Compliance conforming to the requirements of Section 106-1.05 shall be furnished based on quality control testing using AASHTO T-241.

No payment for stockpiled material or pipe installation will be made without these test results.

A supplier of welded helically corrugated pipe which qualifies for inclusion in the current publication of the Department’s APPROVED PRODUCTS LIST is not required to perform the Referee Test or to provide the Certification of Compliance required above.  The Supplier shall maintain quality control test results and provide them upon request.

***	***

707-2.03 CORRUGATED ALUMINUM ALLOY CULVERT PIPE AND UNDERDRAINS. Delete the first sentence and substitute the following: This pipe shall conform to the requirements of AASHTO M 196 except that all pipe shall have welded helical corrugations. Seams shall have continuous weld extending from end to end of each length of pipe and shall be welded in such manner that welds develop 90% of the average ultimate strength of the base metal.

Pipe for the Jackass Creek culvert shall be ten (10) gage with three-inch by one-inch corrugations. It shall be bituminous coated with paved invert in accordance with AASHTO M 190, Type B.

:	SECTION 712

MISCELLANEOUS

Special Provisions

712-2.06  FRAMES, GRATES, COVERS AND LADDER RUNGS.  Add  the following:  Ductile iron castings shall conform to the requirements of ASTM A536 for grade 60-4018.

(9/1/89) R78

712-2.14  PREFORMED PAVEMENT MARKINGS.  Add the following to Paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe area, the tape length shall, where possible, be a minimum of 100 feet.

(2/14/92)R79

712-2.17 METHYLMETHACRYLATE PAVEMENT MARKINGS.  Add the following subsection:

Quality Requirements:  The markings shall be formulated and manufactured from new materials.  It shall be free from defects and imperfections that might adversely affect the serviceability of the finished product.  It shall be free from dirt and other foreign material and cure within the time specified to a tough serviceable film.  Part "A" resin system shall be methylmethacrylate based.  Part "B" shall be benzoyl peroxide in liquid plasticizer.

The quality of material supplied shall be that of Dura-Stripe Type IV or equal.

Performance Properties:

Viscosity:  5,000 - 12,000 cps (ASTM D2196 Method B, LV Model, Spindle #4 at

60 RPM.

No Track Time:  Material shall be track free after 15 minutes when applied at 40 mils (ASTM D711).

Hardness:  Shore Durometer, A-1, 80 minimum after 24 hours.

Tensile Strength:  At break, minimum 125 PSI (ASTM D638).

Percent Elongation:  Minimum 20% (ASTM D638).

Water Absorption:  Maximum 0.5% (ASTM D570).

Chemical Resistance: 	 Seven day immersion

Anti-freeze			No effect

Motor Oil			No effect

Diesel Fuel			No effect

Gasoline			No effect

Calcium Chloride		No effect

Sodium Chloride		No effect

Transmission Fluid		No effect

The marking compound shall be resistant to the effects of ultra-violet light.

Adhesion:  To Portland Cement, minimum 2000 psi, to asphalt, dependent on tensile failure of the substrate.

Skid Resistance:  Minimum 45 (ASTM E303) in units (British pendulum).

Reflectivity:  Initial, minimum 200 millicandella (as applied).

Composition:  The composition is at the discretion of the manufacturer, but shall be essential comprised of resins, reactive monomers, pigments, aggregate and glass beads.  When mixed in the stated ratio, the material shall cure to 99% minimum by weight and volume solids.

(8/30/96) R198

SECTION 724

SEED

Standard Modifications

724-2.02 MATERIALS.  Add the following to Table 724-1:

| Seed Type | Germination Period | Percent Purity | Percent Germination | Percent Sproutable Seed |
| --- | --- | --- | --- | --- |
| Bering Hairgrass | 14 days | 95 | 75 | 71 |

(5/12/89)  M28

Delete this Section in its entirety and substitute the following:

SECTION 726

TOPSOIL

Special Provisions

726-2.01 TOPSOIL.  Topsoil shall be natural friable mineral and organic surface soils stripped within the project limits as material unsuitable for embankments.  The material shall be reasonably free from roots, brush, sticks, refuse or other litter.

Topsoil shall be fertilized in accordance with Section 618.

SECTION 727

SOIL STABILIZATION MATERIALS

Special Provisions

Add the following subsection:

727-2.04 HYDRO MATTING. Hydro matting shall be a hydraulically applied system of long strand fibers joined together by a high-strength adhesive to create a continuous three dimensional blanket that adheres to the soil surface to form a bonded fiber matrix.  The system shall be applied to the soil as a viscous mixture, which upon drying, creates a high strength, porous and erosion resistant mat.  Upon drying, the matrix shall not inhibit the germination and growth of plants beneath the layer.  The matrix shall retain its form despite rewetting.

Delete this section in its entirety and substitute the following:

SECTION 729

GEOTEXTILES

Special Provisions

729-2.01  EMBANKMENT SEPARATION.  Geotextile materials for embankment separation shall meet the requirements of ASTM D 4751 for Determining Apparent Opening Size of a Geotextile for Separation (medium survivability).  The apparent opening size of the fabric shall be 0.6 mm.

729-2.02  SUBSURFACE DRAINAGE AND EROSION CONTROL GEOTEXTILE.  Geotextile materials for subsurface drainage shall conform with AASHTO M 288, Class A, for Subsurface Drainage, except that the minimum permeability of the fabric shall be 0.020 cm/sec.

Geotextile materials for erosion control shall conform with AASHTO M 288 for Erosion Control, except that the minimum permeability of the fabric shall be 0.010 cm/sec.

Geotextile materials for riprap liner shall meet the requirements of ASTM D 4751 for Determining Apparent Opening Size of a Geotextile for Class B Erosion Control.  The apparent opening size  of the fabric shall be 0.6 mm.

729-2.03  SEDIMENT CONTROL.  Geotextile materials for Sediment Control shall meet the requirements of AASHTO M 288 for Sediment Control, except that the minimum permeability of the fabric shall be 0.002 cm/sec.

Geotextile materials for Sediment Control shall meet the requirements of ASTM D 4751 for Determining Apparent Opening Size for Sediment Control.  The apparent opening size  of the fabric shall be 0.84 mm.

729-2.04  GEOCOMPOSITE DRAIN.   The geocomposite drain shall consist of a structural core providing in-plane high flow capacity under cross-plane compressive stress with the following properties:

| Property | Test Method | Requirement |
| --- | --- | --- |
| Thickness (cross-plane) 10 kPa loading | ASTM D-1777 | 5 mm, min. |
| Crushing Strength (cross-plane) | ASTM D-1621 | 250 kPa, min. |
| Transmissivity (in-plane) 0.25 drainage gradient 100 kPa pressure | ASTM D-4716 | 8 gal/min/ft, min. |

(5/2/96)R97

SECTION 730

SIGN MATERIALS

Standard Modifications

730-2.04  SIGN POSTS.  Under Item 2., a., replace the second sentence with the following:  Sheets for post fabrication shall be zinc coated in accordance with ASTM A 525, coating designation G 90.

(7/2/93)M57

Special Provisions

730-2.04  SIGN POSTS.  Delete Item 4., "Multi-directional Breakaway Load Concentration Coupler Base Assemblies and Coupler Hinge Plate", and substitute the following:

4.	Wide Flange Posts.

a.	Steel for wide flange posts shall conform with AASHTO M 183.

b.	Post sizes shall be as designated on the plans.

c.	Posts shall be hot dipped galvanized in a manner conforming with AASHTO M 111 after fabrication.  Any cutting of metal posts after hot dip galvanizing shall be accomplished with minimum damage to the zinc coating and all exposed surfaces shall be protected by treating the exposed area in the same manner as if it were abraded or damaged.

d.	Galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating shall be repaired in accordance with the applicable provisions of AASHTO M 36.

(5/7/91)S43

730-2.04 SIGN POSTS.  Under Item 1., Metal Pipe Posts, add the following to Paragraph a.:  Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Add the following:

5.	Structural Tubing and W-Shape Beams

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501.  The tubing shall be square and of the dimensions called for in the plans with 3/16-inch thick walls.  Holes, 7/16-inch in diameter, shall be drilled as required to permit mounting of the sign.

b.	W-shape beams shall conform with ASTM A36.

c.	Structural tubing and W-shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection.  Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this subsection.

(9/1/89) R81

APPENDIX A

PERMITS

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX C

EROSION AND SEDIMENT CONTROL PLAN

(ESCP)