SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available as follows:

Copies for review and reproduction information for the computations and cross sections are available in the Plans Room, 4111 Aviation Drive, Anchorage, (907) 266-1674.

Copies of the bridge foundations, roadway materials and Materials Site Investigation, Municipality of Anchorage Landfill Site reports are available in the Plans Room, 4111 Aviation Drive, Anchorage, (907) 266-1674.

Cores of rock taken at the Eagle River Bridge Site are available for inspection at the Regional Materials Laboratory, 5750 East Tudor Road, Anchorage, (907)338-4200.

Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Regional Utilities Engineer, 4111 Aviation Drive, Anchorage, (907) 266-1531.

An Environmental Impact Statement addressing concerns and environmental commitments is available for review in the office of the Regional Environmental Coordinator, 4111 Aviation Drive, Anchorage, (907) 266-1506.

The data shown in the above are for information only.  It is expressly understood that the Department will not be responsible for any deduction, interpretation or conclusion drawn by the Bidder.  This material is made available so that the Bidder may have access to the same information as the Department.

All technical questions shall be directed to Mr. Tony D. Barter, Design Project Manager, 4111 Aviation Drive, Anchorage, (907) 266-1559.  Normal office hours are 7:30 AM to 11:30 AM and 12:30 PM to 4:00 PM.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph in its entirety.  (5/12/89)

Special Provisions

102-1.01 Qualification of Bidders.  Add the following:  The bidder, by signing the proposal and under penalty of perjury under the laws of the United States, certifies that, except as may be noted on the proposal, the bidding firm or any person associated therewith is not currently under suspension, debarment, voluntary exclusion, or determination of ineligibility by any federal agency; has not been suspended, debarred, voluntarily excluded or determined ineligible by any federal agency within the past 3 years; does not have a proposed debarment pending; and has not been indicted, convicted, or had a civil judgement rendered against (it) by a court of competent jurisdiction in any matter involving fraud or official misconduct within the past 3 years.

Exceptions to the above shall be noted by the bidder on the proposal or on an attachment thereto.

Exceptions will not necessarily result in denial of award, but will be considered in determining bidder responsibility.  For any exception noted, indicate to whom it applies, initiating agency, and dates of action.  Providing false information may result in criminal prosecution or administrative sanctions.  (3/18/88)

102-1.06   Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  this limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

(2/7/89)

102-1.07   Non-Responsive Proposals.  Delete the second paragraph under Item 3.  (2/7/89)

Standard Modifications

102-1.07  Non-Responsive Proposals.  Add a new item, as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)

102-1.12 Addenda Requirements.  In the second, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Standard Modifications

103-1.01  Consideration of Proposals.  Add the following:  The apparent low bidder shall, within 5 working days following the bid opening, submit either a list of all firms with which the prime contractor intends to execute subcontracts for the performance of the contract or a statement that the bidder intends to perform the work without subcontractors.  The list shall include the name, business address, Alaska business license number and Contractor's registration number of each proposed subcontractor.

If the apparent low bidder fails to submit either a list of subcontractors or a statement that the bidder intends to perform the work without subcontractors, the apparent low bidder will be found not to be a responsible bidder and may be held to forfeit the bid security.  The Department will then consider the next lowest bidder for the award of the contract.

If the apparent low bidder fails to list a subcontractor or lists more than one subcontractor for the same portion of work and the value of that work is in excess of one-half of one percent of the total bid, the bidder agrees that it shall be considered to have agreed to perform that portion of work without the use of a subcontractor and to have represented that the bidder is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this section by listing as a subcontractor another contractor who, in turn, sublets the majority of the work required under the contract, violates this section.

If a contract is awarded to a bidder who violates this section, the bidder agrees that the Contracting Officer may:

1.	cancel the contract without any damages accruing to the State; or

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18;

2.	files for bankruptcy or becomes insolvent;

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith;

4.	fails to obtain bonding;

5.	fails to obtain insurance acceptable to the State;

6.	fails to perform the contract with the bidder involving work for which the subcontractor was listed;

7.	must be substituted in order for the prime contractor to satisfy required State and Federal affirmative action requirements;

8.	refuses to agree or abide with the bidder's labor agreement; or

9.	is determined by the Contracting Officer not to be responsible.  (5/12/89)

SECTION 104

SCOPE OF WORK

Special Provisions

104-1.02  Changes.  Delete the first three paragraphs and substitute the following:  The Engineer reserves the right to make, in writing, at any time during the work, such changes in quantities and such alterations in the work as are necessary to satisfactorily complete the project.  Such changes in quantities and alterations shall not invalidate the contract nor release the surety, and the Contractor agrees to perform the work as altered.

If the alterations or changes in quantities significantly change the character of the work under the contract, whether or not changed by any such different quantities or alterations, an adjustment, excluding loss of anticipated profits, will be made to the contract.  The basis for the adjustment shall be agreed upon prior to the performance of the work.  If a basis cannot be agreed upon, then an adjustment will be made either for or against the Contractor in such amount as the Engineer may determine to be fair and equitable.

If the alterations or changes in quantities do not significantly change the character of the work to be performed under the contract, the altered work will be paid for as provided elsewhere in the contract.

The term "significant change" shall be construed to apply only to the following circumstances:

1.	When the character of the work as altered differs materially in kind or nature from that involved or included in the original proposed construction, or

2.	When a major item of work, as defined elsewhere in the contract, is increased in excess of 125 percent or decreased below 75 percent of the original contract quantity.  Any allowance for an increase in quantity shall apply only to that portion in excess of 125 percent of original contract item quantity, or in case of a decrease below 75 percent, to the actual amount of work performed.  (4/13/89)

Standard Modifications

104-1.02 Changes.  Add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)

Special Provisions

104-1.02  Changes.  Add the following:  Due to the complexity of developing the Environmental document, social issues to neighborhoods, commitments to resource agencies, acquisition of rights of way, and the integration of such into plans and specifications, no value engineering proposals will be considered for this project.

104-1.03  Differing Site Conditions.  Delete in its entirety and substitute the following:  During the progress of the work, if subsurface or latent physical conditions are encountered at the site differing materially from those indicated in the contract or if unknown physical conditions of an unusual nature, differing materially from those ordinarily encountered and generally recognized as inherent in the work provided for in the contract, are encountered at the site, the party discovering such conditions shall promptly notify the other party in writing of the specific differing conditions before they are disturbed and before the affected work is performed.

Upon written notification, the Engineer will investigate the conditions, and if he determines that the conditions materially differ and cause an increase or decrease in the cost or time required for the performance of any work under the contract, an adjustment, excluding loss of anticipated profits, will be made and the contract modified in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment which results in a benefit to the Contractor will be allowed unless the Contractor has provided the required written notice.  (4/13/89)

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract including cost or pricing data submitted under Subsection 104-1.02, Alteration of Plans or Work.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.  (5/12/89)

Special Provisions

105-1.06   Cooperation With Utilities.  Add the following:  The Contractor shall request locates from all of the Utilities having facilities in the area.  Their telephone numbers are as follows:

Matanuska Telephone Association           694-3121

Matanuska Electric Association            694-2161

DOT/PF Maintenance & Operations           333-2411

ENSTAR Natural Gas Company                264-3740

Anchorage Water and Wastewater Utility    564-2762

Sonic Cable Television                    786-9303

Eklutna, Inc.                             276-5701

Norfolk Utilities                         344-6422

Matanuska Electric Association, Inc. (MEA)

The 115 KV electrical transmission line and pole at approximately Station "ERL" 130+00 Rt. will be relocated to the east.  The underground three phase power running from the same pole will also be relocated east.  MEA will accomplish this work with their own forces.

This utility work will need to be completed prior to the Contractor beginning work at  Abutment No. 4 of the Eagle River Bridge.  The Contractor shall give notice a minimum of two months prior to beginning work at Abutment No. 4 to allow for the relocation to be accomplished.

MEA forces will supply and install electrical service to load centers for thaw wires along Stations  "B" 45+00 to "ERL" 133+00.  The Contractor shall perform clearing at the locations and as detailed on the plans.  After clearing is accomplished, the Contractor shall give MEA notice to begin installation of the electrical service.  It is anticipated MEA will complete this work within 90 calendar days and between June 1st and October 31st, of which 45 calendar days must be performed after the sidewalk on the bridge is complete to finish the line extension work and provide power to the circuit.

Anchorage Water and Wastewater Utility (AWWU)

Anchorage Water and Wastewater Utility has sewer lines and manholes located on Eagle River Road project which require replacement.  The existing sewer lines will be replaced due to the additional fill over this facility by this project.  The Contractor shall install two 12-inch and one 16-inch D.I.P. sewer lines, two Type A manholes and reconstruct an existing manhole.  The new alignment will angle the facility from Station 130+65 northwest tying into the existing sewer line at Station 131+05.

The existing three each, 8-inch sewer lines located between Stations 130+65 and 131+05 Rt., shall be abandoned in place.  The existing manhole located at Station 130+64 Rt., shall be abandoned in place.

This work shall be accomplished prior to excavation for Abutment 4.

Matanuska Telephone Association, Inc. (MTA)

The pedestal at Abutment 4 of the bridge, approximate Station 130+00 Rt., will be encapsulated by

MTA forces and changed to an underground splice.  The Contractor shall notify MTA two weeks prior to placement of fill material at this location in order to have this work accomplished.

ENSTAR Natural Gas Company (ENSTAR)

Enstar Natural Gas Company will perform a cathodic protection area sweep after all underground work has been completed.  The Contractor shall, in writing, give the utility three (3) working days notice to proceed and shall allow one (1) day for the sweep to be performed.  Should the sweep detect a ground fault, the Contractor shall allow the Utility time to repair the fault.  If Enstar determines the ground fault was caused by the Contractor's action, the cost for the repair shall be charged to the Contractor by the Utility.

105-1.07  Cooperation Between Contractors:  Add the following:  The Phase II Eagle River Loop to Hiland Road Project will be under construction beginning in 1990.  This project will include work to place base and paving on the Phase I embankment, paving on the bridge, construct an intersection with signals at Hiland Road. Appurtenances to the Phase I embankment such as a pathway and highway lighting shall be added under Phase II.

Provisions of the Phase II specifications shall limit the degree of Phase II Contractor access to the Phase I project limits until June 15, 1991.

The Contractor should anticipate some restrictions due to Phase II Construction.  The Contractor shall provide notice to the Engineer a minimum of two weeks prior to requiring access to coordinate operations with the Phase II Contractor in regards to Phase I mobilization, haul, movement of girders, construction materials, and equipment through the Phase II work zone.

105-1.12  Load Restrictions.  Delete  the first  paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles travelling with the general public, unless allowed for use by an approved Traffic Control Plan.  (2/7/89)

The Contractor will be allowed to transport the steel girder segments assembled in pairs, if desired.  If the Contractor elects to transport the girders assembled in pairs, overload and oversize permits will be issued for such a move on the highway between the Port of Anchorage and the job site.  No overload may cross the Ship Creek Bridge, Bridge No. 417.  Any permit will be subject to the following limitations:

Maximum Single Axle Load						30,000 lbs.

Maximum Tandem Axle Load						50,000 lbs.

Maximum Triple Axle Load						70,000 lbs.

Maximum Four Axle Load						90,000 lbs.

Minimum Spacing of Axle 					     20 feet c.to c.

Groups					axle groups

Minimum Spacing within Group						4 feet c. to c. axles

Maximum Vehicle Speed on						 3 mph

any Structure

The maximum axle loads tabulated above are applicable to hauling equipment with fixed axles only; variable load suspension (VLS) axles shall not be considered part of an axle group for purposes of this specification.

Vehicles shall cross structures at a constant speed with load centered on roadway and no shifting of gears.  Whenever the load exceeds 80,000 lbs, the vehicle shall be preceded by a walking flagman when crossing structures.

This overload allowance shall not apply to the transportation of construction materials other than steel girder sections.

All overload permits are subject to seasonal load restrictions.

Routing shall be as prescribed by the permit officer, 1-(800) 478-7636 or (907) 345-7750.

Alternate axle configurations and loading which may reduce the overload movement restrictions and conditions are subject to individual analysis.

Standard Modifications

105-1.15 Project Completion.  In the third paragraph, insert the following immediately after "maintenance responsibilities":

", with the exception of further requirements as specified under Subsection 618-3.04, Maintenance of Seeded Areas,"

105-1.17  Claims for Adjustment and Disputes.  Add the following, after the ninth paragraph:  The Contractor shall certify that the claim is made in good faith, that the supporting data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.  (5/12/89)

Special Provisions

105-1.17 Claims for Adjustment and Disputes.  Add the following:  Legal actions will be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/29/87)

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel products which are to be incorporated into the work shall be produced in the United States except that minor amounts of steel products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract cost, or $2500, whichever is greater.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel products into the project.  (11/9/84)

106-1.02  Local Material Sources.  Add the following to Item 1., General:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)

Add the following to Item 3., Designated Sources:  A portion of the following material site is designated by the Department for use on this project.  The State Historical Preservation Office has found this site devoid of significant cultural resources.  Field investigation and sampling data are contained in a materials report entitled "Materials Site Investigation, Municipality of Anchorage Landfill Site".  A plan sheet depicting the portion of the site designation for use on this project is included on the plans.

M.S. 42-1-047-1  Anchorage Regional Landfill at MP 11.5 Glenn Highway (Hiland Road exit).  This material site is on property owned and controlled by the Municipality of Anchorage.  The following guidelines pertain to the development and use of this site for materials extraction for the subject project:

MATERIAL SOURCE

DEVELOPMENT PLAN/MINING PLAN

FOR M.S. 42-1-047-1

DEFINITIONS

THE DEVELOPMENT PLAN describes the general guidelines to be used in site planning, along with use stipulations that apply to differing types of sites as applicable.

THE MINING PLAN is a site and project specific sketch map and narrative that conforms to the development plan guidelines and conditions, and which is prepared and submitted by a Contractor to the Engineer, for his approval prior to site use.  This mining plan shall also be approved by the Department of Solid Waste Services, Municipality of Anchorage.

DEVELOPMENT PLAN GUIDELINES

1)   OBJECTIVES.

a)	Site management to eliminate or minimize unauthorized uses, including dumping of waste, discharge of firearms, and unauthorized removal of materials.

b)	Minimum disturbance to the public and to adjacent lands and resources during site operation.

c)	Minimizing soil erosion and air or water pollution.

d)	Final site conditions adaptable to; multipurpose utilization, specific wildlife enhancement or minimum deviation from surroundings.

2)	AESTHETICS.  Consideration must be given to all aesthetic values in the planning of site extraction and production operations, including associated roads and facilities

a)	The location, size, shape, and depth of excavation will be considered to the extend that these factors create a visual impact related to the traveling public's angle of view, distance to view, and duration of view.

b)	Mitigating measures incorporated in site design will include the use of vegetation screens and existing landforms to eliminate or modify visual impact to the traveling public when practicable.

c)	Upland and quarry sites may be visible for several miles; therefore, the visual impact on the surroundings must be considered.  For instance, all attempts should be made to avoid ridge line or rectangular dimensions for excavations or clearings.

d)	When sites are located in areas of high scenic value, final site boundaries will be irregular and blend into land contours to approximate natural features as closely as is feasible.

3)	SURVEY MONUMENTS.  The Contractor shall mark and protect all survey monuments within or near the site against destruction, obliteration, or damage during the life of this contract.  If any public land monuments, or corners, or accessories, including but not limited to, U.S. Coast and Geodetic, U.S. Geological Survey, and/or Bureau of Land Management survey monuments, are destroyed, obliterated, or damaged, the Contractor, by utilization of a registered land surveyor, shall reestablish or restore the monuments, corners or accessories using surveying procedures in accordance with the "Manual of Instruction for the Survey of Public Lands of the United States, 1973 Ed.," and shall record such survey in the appropriate records.

4)	BONDING.  The Contractor is required to furnish a bond to insure performance and compliance with Department project objectives and stipulations, including material source development plan and mining plan conditions.  Said bond shall remain in effect until the Engineer is satisfied that the Contractor has complied with all applicable conditions.  Noncompliance by a Contractor will result in a forfeiture of all, or that portion of, the bond required to bring the site into compliance with said conditions.

5)	AREA AVAILABLE FOR EXCAVATION.  This project shall use Area 5A for producing Selected Material, Type A and B and shall produce Selected Material, Type C from Area 4 as shown on the map of Material Site contained in the drawings.  These areas shall be available for exclusive use by the Contractor, although haul routes will also be used by landfill operations vehicles, other MOA contractors, and possibly another DOT&PF Contractor under a separate contract.

6)	VEGETATION SCREENS AND BUFFER AREAS.

a)	A 100 foot vegetation screen of undisturbed land (with the exception of access roads) will be maintained between site clearing or excavation, and any public roads or navigable waterbodies.

b)	A 100 foot diameter undisturbed buffer will be maintained around any existing structures on the site, such as telephone or power line supports.

c)	A 50 foot undisturbed buffer shall be maintained adjacent to any permanent streams or site boundaries not adjacent to roads or navigable waterbodies, with the exception of sites situated on flood plains or submerged lands or sites requiring drainage ditches or connections to waterbodies, such as sites developed in connection with fishery enhancement purposes.

7)	CULTURAL/ARCHAEOLOGICAL.  Reasonable measures shall be taken to avoid destroying, damaging, or removing paleontological, historical, or archaeological sites or artifacts.  In the event that objects of historic or scientific interest, or antiquities are discovered on the land they will be left intact and immediately brought to the attention of the Engineer, and operations upon that portion of the site shall cease.

8)	FIRE SUPPRESSION.  The Contractor shall take all reasonable steps to prevent and suppress forest, brush, grass, or tundra fires on the site and in its vicinity.

9)	ACCESS ROADS.  Access into the site will be on the Existing access roads into the Anchorage Regional Landfill (ARL).  Contractor shall be aware that the general public has the right of way at public intersections within the ARL during landfill operating hours, and that waste hauling vehicles and possibly other gravel hauling vehicles will be using the interior access roads.  Signage shall be installed to warn traffic from all directions at any intersections.

The Contractor shall maintain the haul roads used for the project, and control and clean up any spillage from trucks.  During dry conditions, dust along the access routes shall be controlled by water trucks or by the application of calcium chloride.  The Contractor shall be aware that the alignment of existing interior haul roads is subject to change due to landfill operations.

Operating hours of the ARL are Monday to Friday 7:30 am to 5:00 pm, Saturday 8:00 am to 5:00 pm.  Contractor shall provide a flagman at the entrance gate for security reasons during hauling operations outside the landfill operating hours.

Contractor shall be aware that a separate haul contract may be in operation by a Municipality of Anchorage (MOA) Contractor.  The excavation areas will not conflict, but gravel hauling vehicles may be operating during overlapping times and over the same access roads.  The Contractor shall coordinate with the MOA and their Contractor to mitigate any potential conflicts.

10)	CLEARING.  Clearing of vegetation and overburden shall be limited to the minimum acreage necessary to provide the required volume of materials.  Additional clearing may not exceed five acre increments in advance of excavation.  Areas where any doubt exists about quantity or quality of material shall be proven with minimal disturbance prior to clearing and stripping.

11)	TIMBER.  All trees, snag, and other woody material cut in connection with clearing operations shall be felled into the permit area and away from live water courses.  All trees, snags, or other woody material cut in connection with clearing operations shall be cut so that the resulting stumps shall not be higher than six inches measured from the ground on the uphill side.

12) 	OVERBURDEN.  Overburden will be cleared only to the extent necessary to provide specific project quantities and stripped overburden will be stockpiled within the confines of the site.  Pushing overburden into standing timber or drainage courses is not authorized.

13)	SLOPES.  The site will be excavated leaving side slopes of 1:1 or flatter and all excavated surfaces dressed to smooth contours.  All excavation shall proceed toward non-expandable slopes.  The excavation of the sides of the pit shall be done in such a way that at no time will backfilling be required in order to meet the final 1:1 slope stipulations.  Excavated slopes suitable for future site expansion shall not be rehabilitated until site expansion is completed.

14)	REJECT MATERIALS.  Reject materials shall be stockpiled separately within the site at a location identified and approved through the mining plan.  No materials less than 10-inches in diameter (except for overburden and designated waste or unusable materials) shall be rejected and stockpiled in the Site, unless specifically authorized by the Engineer.

15)	SITE FACILITIES.

a)	The Contractor shall provide portable sanitation facilities.  The Contractor may also install a trailer or mobile home for an office or night watchman's use.  If a trailer or mobile home is provided for a night watchman, provisions must be made for sanitary waste and garbage disposal.  If the Contractor constructs any camp on the land, such location shall be indicated on the mining plan and approved by the Engineer, and such Engineer shall have authority to require that said camp be kept in a neat and sanitary condition.  The Contractor(s) may leave equipment on the site until completion of project utilization with the understanding that the Department does not accept any responsibility for theft or damage.

b)	No garbage or trash generated during site use will be buried or disposed of within the site.

c)	If a wash plant is to be located on the site, in accordance with the Contractor's mining plan, sediment settling basins shall be constructed to permit the removal of silt prior to runoff entering any water bodies.  Sediments shall not be released in any lake or water drainage in such concentrations as would exceed acceptable water standards.

d)	Petroleum product storage tanks shall be surrounded by berms of sufficient volume to contain 150 percent of the total volume of the tank and have an impervious liner within the berm and under the tank.  Measures must be taken during equipment servicing to prevent any petroleum products from spilling on the ground.  Said storage tanks and liner shall be removed and the containment berm shall be graded to conform with the Site floor upon completion of the project.

e)	Crushers, asphalt hot plants, or other processing facilities may be located on the site in accordance with the Contractor's mining plan and must be operated in such a manner that no local, state, or federal laws, regulations, and guidelines are violated.

f)	No construction materials shall be stored in the site unless directly associated with the site operation or production of aggregate products for use on this project.

16)	EMISSIONS.  Emissions from pumps, motors, equipment, installations, and burning material must meet the air quality standards of the United States Public Health Service and the State of Alaska.  All burning shall meet the requirements of all applicable State and Federal laws and regulations and shall be used with maximum precautions to prevent forest and tundra fires.  After burning, unconsumed material shall be disposed of in a manner approved in advance by the Engineer.

17)	EXPLOSIVES.  No blasting materials, blasting caps, and related materials may be stored on Site.  If blasting is required, no blasting will be permitted within one-quarter mile of streams or lakes, without a permit from the Alaska Department of Fish and Game.  Personnel engaged in blasting activities shall be licensed by the State for these purposes and shall observe all applicable laws and regulations.

18)	PETROLEUM PRODUCTS.  In addition to 15d, petroleum spills of any size will be reported immediately to the Engineer.  Waste petroleum products shall be removed from the material site and disposed elsewhere.

19)	USE OF MATERIALS.

a)	The site is available for Contractor's usage in the production of riprap, borrow, aggregate base, and aggregate for paving.  If the Contractor elects to utilize this site, he shall abide by the stipulations of the development and mining plan.

b)	The Contractor shall not remove material of any kind or quality other than that needed for use on this project.

c)	Should the Contractor decide to use the site, it is his option to conduct further investigations to determine the suitability of the site for the project quality and volume requirements.  The Contractor should contact Mr. Bill Kryger with the Department of Solid Waste Services, MOA, (907)561-1906, to arrange for access to the site.

d)	All stones less than 10-inches in diameter shall be incorporated into the project as embankment, crushed product, or other product as directed by the Engineer.

20)	HAZARDS.  The site shall be operated in a manner that is not hazardous to humans or to wildlife.

21)	SITE CLEAN-UP.  All site clean-up shall be performed and all Contractor's equipment shall be removed from the site within 30 days following the completion of aggregate haul and/or the production and utilization of asphalt concrete or aggregate products from this site by the Contractor.

22)	REHABILITATION.

a)	A final pit inspection will be done by the Engineer or his representative, and the Contractor's representative, after completion of operations and prior to the removal of equipment to ensure compliance with the appropriate stipulations.  Release of the Contractor's bond will not be authorized until the Engineer determines that the mining plan and site use conditions have been satisfactorily observed.  The Engineer shall be notified by the Contractor at least 21 days prior to the scheduled removal of rehabilitation equipment from the site in order that an inspection can be performed.

b)	Upon completion of site excavation and prior to vacating the site, the Contractor shall smooth out the pit to conform to the surrounding topography.  The access road to the pit will be similarly restored.  No sharp depressions or steep mounts will be left in the pit area.

23)	CONTRACTOR'S RESPONSIBILITY.  The Contractor and his agents, employees, and subcontractors are bound by all pertinent conditions of the development plan and the approved mining plan, along with all applicable State and local laws.  Any variations from the specific or general stipulations must be approved through the Engineer.

24)	DISTRIBUTION.  The Department shall provide copies of these conditions and stipulations to its agents, Contractors, and subcontractors, for distribution to their respective employees.

25)	CONTRACTOR'S MINING PLAN.

a)	Prior to use of the site for a specific project, a mining plan shall be submitted by the Contractor for approval by the Engineer.  The mining plan will require a sketch map showing the site boundaries, the working boundary, proposed access route(s), temporary building and processing plan locations, and drainage diversion measures, if any.  A mining plan narrative must accompany the sketch map and shall include dust suppression measures, measures to insure oil spill containment, and measures to prevent working area runoff contamination to water bodies.

b)	In addition to the mining sketch plan and narrative, all applicable conditions in the development plan must be complied with.

c)	The contractor's mining plan shall also be reviewed by the MOA Department of Solid Waste Services to ensure compliance with their ongoing landfill operations.

26)	CHANGES IN CONDITIONS.

a)	Unforeseen conditions arising during construction and operation, in accordance with the development and mining plans, may make it necessary to revise or amend the development and/or mining plan.  In that event, the Contractor and the Engineer shall agree as to what revisions or amendments shall be made.  If they are unable to agree, the Regional Director, Department of Transportation, shall have final authority to determine the matter.

b)	Mining plans must be in agreement with the development plans.  Mining plans may be amended as set forth in 26(a).

MINING PLAN GUIDELINES

1)	GENERAL.

a)	The mining plan, by sketch map and narrative, describes the Contractor's proposed method of operation and must be in compliance with the conditions of the controlling development plan.  After approval of the mining plan by the Engineer, it will be used as a site use field guide by the Contractor, Engineer, and Anchorage Regional Landfill.

b)	Sketch maps shall have a scale sufficient for clarity under field conditions and should not be overly complex or inflexible.

c)	All data that can be shown graphically should be shown in that manner unless it can be better described in the accompanying narrative.

d)	The use of multiple sheets should be avoided, if practical.

e)	Section and profile drawings should be used as appropriate.

2)	SKETCH MAPS.  Items to be shown on sketch maps, when appropriate, shall include:

a)	Site boundary,

b)	Existing or proposed access route and design,

c)	Proposed working limits to be marked on the ground,

d)	Development stages,

e)	Approximate contours before and after excavation,

f)	High and low water lines,

g)	Vegetation lines and type of vegetation, screens and dimensions,

h)	Material stockpiling areas,

i)	Overburden and reject stockpiling areas,

j)	Other planned features, such as processing plans, temporary housing, well(s), weigh scales, etc.

k)	Final slope ratios and site drainage measures including grade and, when appropriate, daylighting ditches or stream dimensions as appropriate.

l)	Scale of drawing, North arrow, and specific dimensions as appropriate,

m)	When sites are to be developed as wildlife or fishery enhancement ponds, pond configurations, connections to existing bodies of water, final pond depths, slopes, and any islands shall be shown on the sketch maps.

3)	NARRATIVE.  The mining plan narrative may be made part of the mining plan sketch map or may be attached to the sketch map as conditions allow.  Items to be addressed in the mining plan narrative shall include:

a)	Methods of operation,

b)	Length and times of operation (day, month, year, and working hours),

c)	Air and water pollution control measures,

d)	Rehabilitation measures.

4)	SUPPLEMENTS AND AMENDMENTS.  Supplements and amendments to an approved mining plan may be initiated by the Contractor or the Engineer when conditions warrant such actions.  Supplements and amendments must be mutually agreed upon and proper approval obtained prior to commencement of work of a changed nature.

a)	Minor changes are those that affect the handling of the details of the operation, but remain in compliance with the development plan.  These changes may be authorized by the Engineer.

b)	Major changes are those which cause the final outcome of the site to be significantly different from the approved mining plan or are not in compliance with the development.

c)	Changes in final site outcome must be approved in writing by the Engineer.

d)	Changes not in compliance with the development plan must be authorized in writing by the Engineer.

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (2/10/88)

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.01  Laws to be Observed.  Add the following:  Specific Equal Employment Opportunity Responsibilities of Federal-Aid Construction Contractors.

1.	General

a.	Equal employment opportunity requirements not to discriminate and to take affirmative action to assure equal employment opportunity as required by Executive Order 11246 and Executive Order 11375 are set forth in Required Contract Provisions (Form 25D-55) and these Special Provisions which are imposed pursuant to Section 140 of Title 23, U.S.C., as established by Section 22 of the Federal-Aid Highway Act of 1968.  The requirements set forth in these Special Provisions shall constitute the specific affirmative action requirements for project activities under this contract and supplement the equal employment opportunity requirements set forth in the Required Contract Provisions.

b.	The Contractor will work with the State highway agencies and the Federal Government in carrying out equal employment opportunity obligations and in their review of his/her activities under the contract.

c.	The Contractor and all his/her subcontractors holding subcontracts not including material suppliers, of $10,000 or more, will comply with the following minimum specific requirement activities of equal employment opportunity:  (The equal employment opportunity requirements of Executive Order 11246, as set forth in Volume 6, Chapter 4, Section 1, Subsection 1 of the Federal-Aid Highway Program Manual, are applicable to material suppliers as well as contractors and subcontractors.)  The Contractor will include these requirements in every subcontract of $10,000 or more with such modification of language as is necessary to make them binding on the subcontractor.

2.	Equal Employment Opportunity Policy

The contractor will accept as his operating policy the following statement which is designed to further the provision of equal employment opportunity to all persons without regard to their race, color, religion, sex, or national origin, and to promote the full realization of equal employment opportunity through a positive continuing program:

It is the policy of this Company to assure that applicants are employed, and that employees are treated during employment, without regard to their race, religion, sex, color, or national origin.  Such action shall include:  employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship, preapprentice-ship and/or on-the-job training.

3.	Equal Employment Opportunity Officer

The contractor will designate and make known to the State highway agency contracting officers and equal employment opportunity officer (hereinafter referred to as the EEO Officer) who will have the responsibility for and must be capable of effectively administering and promoting an active contractor program of equal employment opportunity and who must be assigned adequate authority and responsibility to do so.

4.	Dissemination of Policy

a.	All members of the contractor's staff who are authorized to hire, supervise, promote, and discharge employees, or who recommend such action, or who are substantially involved in such action, will be made fully cognizant of, and will implement, the contractor's equal employment opportunity policy and contractual responsibilities to provide equal employment opportunity in each grade and classification of employment.  To ensure that the above agreement will be met, the following actions will be taken as a minimum:

(1)	Periodic meetings of supervisory and personnel office employees will be conducted before the start of work and then not less often than once every six months, at which time the contractor's equal employment opportunity policy and its implementation will be reviewed and explained.  The meetings will be conducted by the EEO Officer or other knowledgeable company official.

(2)	All new supervisory or personnel office employees will be given a thorough indoctrination by the EEO Officer or other knowledgeable company official covering all major aspects of the contractor's equal employment opportunity obligations within thirty days following their reporting for duty with the contractor.

(3)	All personnel who are engaged in direct recruitment for the project will be instructed by the EEO Officer or appropriate company official in the contractor's procedures for locating and hiring minority group employees.

b.	In order to make the contractor's equal employment opportunity policy known to all employees, prospective employees and potential sources of employees, i.e., schools, employment agencies, labor unions (where appropriate), college placement officers, etc., the contractor will take the following actions:

(1)	Notices and posters setting forth the contractor's equal employment opportunity policy will be placed in areas readily accessible to employees, applicants for employment and potential employees.

(2)	The contractor's equal employment opportunity policy and the procedures to implement such policy will be brought to the attention of employees by means of meetings, employee handbooks, or other appropriate means.

5.	Recruitment

a.	When advertising for employees, the contractor will include in all advertisements for employees the notation:  "An Equal Opportunity Employer."  All such advertisements will be published in newspapers or other publications having a large circulation among minority groups in the area form which the project work force would normally be derived.

b.	The contractor will, unless precluded by a valid bargaining agreement, conduct systematic and direct recruitment through public and private employee referral sources likely to yield qualified minority group applicants, including, but not limited to, State employment agencies, schools, colleges and minority group organizations.  To meet this requirement, the contractor will, through his EEO Officer, identify sources of potential minority group employees, and establish with such identified sources procedures whereby minority group applicants may be referred to the contractor for employment consideration.

In the event the contractor has a valid bargaining agreement providing for exclusive hiring hall referrals, he is expected to observe the provisions of that agreement to the extent that the system permits the contractor's compliance with equal employment opportunity contract provisions.  (The U.S. Department of Labor has held that where implementation of such agreements have the effect of discriminating against minorities or women, or obligates the contractor to do the same, such implementation violates Executive Order 11246, as amended.)

c.	The contractor will encourage his present employees to refer minority group applicants for employment by posting appropriate notices or bulletins in areas accessible to all such employees.  In addition, information and procedures with regard to referring minority group applicants will be discussed with employees.

6.	Personnel Actions

Wages, working conditions, and employee benefits shall be established and administered, and personnel actions of every type, including hiring, upgrading, promotion, transfer, demotion, layoff, and termination, shall be taken without regard to race, color, religion, sex, or national origin.  The following procedures shall be followed:

a.	The contractor will conduct periodic inspections of project sites to insure that working conditions and employee facilities do not indicate discriminatory treatment of project site personnel.

b.	The contractor will periodically evaluate the spread of wages paid within each classification to determine any evidence of discriminatory wage practices.

c.	The contractor will periodically review selected personnel actions in depth to determine whether there is evidence of discrimination.  Where evidence is found, the contractor will promptly take corrective action.  If the review indicates that the discrimination may extend beyond the actions reviewed, such corrective action shall include all affected persons.

d.	The contractor will promptly investigate all complaints of alleged discrimination made to the contractor in connection with his obligations under this contract, will attempt to resolve such complaints, and will take appropriate corrective action within a reasonable time.  If the investigation indicates that the discrimination may affect persons other than the complainant, such corrective action shall include such other persons.  Upon completion of each investigation, the contractor will inform every complainant of all of his avenues of appeal.

7.	Training and Promotion

a.	The contractor will assist in locating, qualifying, and increasing the skills of minority group and women employees, and applicants for employment.

b.	Consistent with the contractor's work force requirements and as permissible under Federal and State regulations, the contractor shall make full use of training programs, i.e., apprenticeship, and on-the-job training programs for the geographical area of contract performance.  Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.  In the event the Training Special Provision is provided under this contract, this subparagraph will be superseded as indicated.

c.	The contractor will advise employees and applicants for employment of available training programs and entrance requirements for each.

d.	The contractor will periodically review the training and promotion potential of minority group and women employees and will encourage eligible employees to apply for such training and promotion.

8.	Unions

If the contractor relies in whole or in part upon unions as a source of employees, the contractor will use his/her best efforts to obtain the cooperation of such unions to increase opportunities for minority groups and women within the unions, and to effect referrals by such unions of minority and female employees.  Actions by the contractor either directly or through a contractor's association acting as agent will include the procedures set forth below:

a.	The contractor will use best efforts to develop, in cooperation with the unions, joint training programs aimed toward qualifying more minority group members and women for membership in the unions and increasing the skills of minority group employees and women so that they may qualify for higher paying employment.

b.	The contractor will use best efforts to incorporate an equal employment opportunity clause into each union agreement to the end that such union will be contractually bound to refer applicants without regard to their race, color, religion, sex, or national origin.

c.	The contractor is to obtain information as to the referral practices and policies of the labor union except that the extent such information is within the exclusive possession of the labor union and such labor union refuses to furnish such information to the contractor, the contractor shall so certify to the State highway department and shall set forth what efforts have been made to obtain such information.

d.	In the event the union is unable to provide the contractor with a reasonable flow of minority and women referrals within the time limit set forth in the collective bargaining agreement, the contractor will, through independent recruitment efforts, fill the employment vacancies without regard to race, color, religion, sex, or national origin, making full efforts to obtain qualified and/or qualifiable minority group persons and women.  (The U.S. Department of Labor has held that it shall be no excuse that the union with which the contractor has a collective bargaining agreement providing for exclusive referral failed to refer minority employees.)  In the event the union referral practice prevents the contractor from meeting the obligations pursuant to Executive Order 11246, as amended, and these special provisions, such contractor shall immediately notify the State highway agency.

9.	Subcontracting

a.	The contractor will use his best efforts to solicit bids from and to utilize minority group subcontractors or subcontractors with meaningful minority group and female representation among their employees.  Contractors shall obtain lists of minority-owned construction firms from State highway agency personnel.

b.	The contractor will use his best efforts to ensure subcontractor compliance with their equal employment opportunity obligations.

10.	Records and Reports

a.	The contractor will keep such records as are necessary to determine compliance with the contractor's equal employment opportunity obligations.  The records kept by the contractor will be designed to indicate:

(1)	the number of minority and nonminority group members and women employed in each work classification on the project,

(2)	the progress and efforts being made in cooperation with unions to increase employment opportunities for minorities and women (applicable only to contractors who rely in whole or in part on unions as a source of their work force),

(3)	the progress and efforts being made in locating, hiring, training, qualifying, and upgrading minority and female employees, and

(4)	the progress and efforts being made in securing the services of minority group subcontractors or subcontractors with meaningful minority and female representation among their employees.

b.	All such records must be retained for a period of three years following completion of the contract work and shall be available at reasonable times and places for inspection by authorized representatives of the State highway agency and the Federal Highway Administration.

c.	The contractors will submit an annual report to the State highway agency each July for the duration of the project, indicating the number of minority, women, and non-minority group employees currently engaged in each work classification required by the contract work.  This information is to be reported on Form PR 1391.  If on-the-job training is being required by "Training Special Provision", the contractor will be required to furnish State of Alaska Form 25A-312.  (4/8/83)

107-1.11  Protection and Restoration of Property and Landscape.  Add or modify this subsection as follows:  The Contractor shall not use land from any publicly-owned park, recreation area, wildlife or waterfowl refuge, or any significant historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.

1.	The Contractor shall do no work, trespass, stockpiling, staging, or parking in or around any streams.

2.	All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

3.	When working near designated wetlands the Contractor shall insure no fills are placed or equipment operated outside the design slope limits.  The Engineer will determine what specific areas are wetlands.

4.	Applicable State water quality standards as specified in the regulations of the Department of Environmental Conservation (18 AAC 70.010-110) shall be maintained at all times.

5.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Water Removal Permit from the Department of Natural Resources, and provide a copy to the Engineer.  If the water source is from an anadromous fish stream, each water intake structure shall be centered and enclosed in a screened box to prevent fish entrapment, entrainment or injury.  The effective screen opening shall not exceed 0.04-inch (1-mm).  To reduce fish impingement on screened surfaces, water velocity at the screen/water interface may not exceed 0.5 foot per second when the pump is operating.  (7/15/88)

Standard Modifications

107-1.13 Responsibility for Damage Claims.  In the first sentence, change "claims or actions for injuries" to read "claims, actions or liabilities for injuries". (5/12/89)

107-1.16  Contractor's Responsibility for Utility Property and Service.  In the last sentence of the third paragraph delete:  "by the local fire authority."

(5/12/89)

Special Provisions

107-1.16 Contractor's Responsibility for Utility Property and Service.  Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning Utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the Utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The Utility mislocates the facility in the field by more than 2.5-feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the Utility.

107-1.21  Permits.  Add the following Subsection:  A Department of the Army, Section 404, Permit No. Eagle River 10, has been received by the Department on the Contractor's behalf.  The terms, conditions, and stipulations contained in all the permits obtained by both the Department and the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the specific stipulations mentioned below, as well as the general contents of each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  A copy of the permit is attached to these specifications in Appendix A.  The Engineer will have a copy of the permit posted in the project office.

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Modify the second sentence of the first paragraph from "40 percent" to "30 percent".

108-1.01  Subletting of Contract.  Add the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License.

2.	Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall  maintain  legible  copies of

such records for a period of at least three years after

final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establishes whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the contract.  These criteria are:  (1) The owner-operator's right to control the manner in which the work is to be performed;  (2) the owner-operator's opportunity for profit or less depending upon their managerial skill;  (3) the owner-operator's investment in equipment or materials required for their task, or the employment of helpers;  (4) whether the service rendered requires a special skill;  (5) the degree of permanence of the working relationship;  (6) whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each truck driver that identifies the truck driver as either an employee or owner-operator.  The placard for owner-operators shall identify both the truck driver and the vehicle.  The placard shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

Standard Modifications

108-1.03 Prosecution and Progress.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words " a progress schedule".

Special Provisions

108-1.03  Prosecution and Progress.  Add the following:  The construction of this project will be planned and recorded with a conventional Critical Path Method (CPM) schedule.  the schedule shall be used for coordination, monitoring, and payment of all work under the contract including all activity of subcontractors, vendors, and suppliers.

1.	Preparation of Initial Schedule.

At the preconstruction conference, the Contractor shall submit for the Engineer's approval a detailed initial Progress Work Schedule in the activity on arrow format.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project or any milestone shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed schedule are required, the Contractor shall do so promptly.  The schedule must be finalized within 60 days of the Notice to Proceed.  Failure to finalize the schedule by that date will result in withholding all further contract payments until the schedule is finalized.

2.	Schedule Requirements.

All activity on arrow diagrams shall include:

1.	Activity nodes

2.	Activity Description

3.	Activity Duration

The activity on arrow diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and approvals and fabrication and delivery activities.  All network "dummies" are to be shown on the diagram.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

The Contractor shall also provide the following information: work days per week, holidays, number of shifts per day, number of hours per shift, and major equipment to be used.

3.	60 - Day Preliminary Schedule.

Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer's approval of a 60-day preliminary schedule.  This schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates And Progress Payments.

Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the Progress Work Schedule.  Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.

The Contractor will revise activity on arrow diagrams for the following:  resource availability, delay in completion of any critical activity; actual prosecution of the work which is, as determined by the Engineer, significantly different than that represented on the schedule; or the addition, deletion, or revision of activities required by contract modification.  The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

If the Contractor does seek a time extension of any milestone or contract completion date, he shall furnish documentation as required by the Engineer to enable the Engineer to determine whether a time extension is appropriate under the terms of the contract.

It is understood by the Engineer and the Contractor that float is a shared commodity.

The principals involved and terms used in this section are as set forth in the Associated General Contractors of America publication, "The Use of CPM in Construction, A Manual for General Contractors and the Construction Industry", Copyright 1976.

In addition to the CPM Progress Work Schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail work activities, manpower involved by trade, work hours, equipment involved and the location of the work to be performed.

After approval of the Progress Schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.  State representatives may be attending meetings, community council meetings, throughout the Region, and it is expected that the spokesperson will accompany them to assist by briefly describing, and answering questions about the Contractor's work and time schedules.

No separate payment for the CPM work schedule and two week work plans will be made.

108-1.05  Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer.  (5/2/88)

108-1.06  Determination and Extension of Contract Time.  Add the following:

4.	Suspensions of Work Ordered by the Engineer.  If the performance of all or any portion of the work is suspended or delayed by the Engineer in writing for an unreasonable period of time (not originally anticipated, customary, or inherent to the construction industry) and the Contractor believes that additional compensation and/or contract time is due as a result of such suspension or delay, the Contractor shall submit to the Engineer in writing, a request for adjustment within 7 calendar days of receipt of the notice to resume work.  The request shall set forth the reasons and support for such adjustment.

Upon receipt, the Engineer will evaluate the Contractor's request.  If the Engineer agrees that the cost and/or time required for the performance of the contract has increased as a result of such suspension and the suspension was caused by conditions beyond the control of and not the fault of the Contractor, its suppliers, or subcontractors at any approved tier, and not caused by weather, the Engineer will make an adjustment (excluding profit) and modify the contract in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment will be allowed unless the Contractor has submitted the request for adjustment within the time prescribed.

No contract adjustment will be allowed under this clause to the extent that performance would have been suspended or delayed by any other cause, or for which an adjustment is provided for or excluded under any other term or condition of this contract.  (4/13/89)

108-1.07  Failure to Complete on Time.  Delete Table 108-1 in its entirety and substitute the following:

Daily Charge For Liquidated

Damages For Each Calendar

Day of Delay                 - $7,400.00

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  General.  Add the following:  When more than one variety of material or work item is specified for a single pay item number, letter or numeric suffixes will be included within the parenthesis to differentiate the types.

109-1.04  Compensation for Altered Quantities.  In the third indented subparagraph, delete the following:    ", except that the total payment for the item shall not exceed 75% of the total amount bid for the item".  (4/13/89)

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.

Add the following:

9.	Hourly Rate Basis (Equipment Rental).

GENERAL

Scope  Under this subsection, the Contractor shall furnish fully operated equipment, tools, materials, and laborers required in the performance of the work on the project as specifically directed by the Engineer.  The work is to be performed and paid for on an hourly rate basis.

All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

General Requirements  The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

Equipment  In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications. Alterations of blowers, rack settings, or other modifications will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

CONSTRUCTION REQUIREMENTS

General  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.  Operators of equipment and all personnel shall be conscientious and skilled in their duties.

Timing and Sequence of Operations  The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instructions of the Engineer.  The pay time will not include idle periods, and no payment will be made  for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, or travel time between projects will not be authorized for payment.

The pertinent contract bid price per hour for the equipment shown in the Bid Schedule shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  The furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle the Contractor to any extra compensation.  Deviation from estimated quantities is normal and will not be considered as a basis for change in unit prices.

This project shall utilize a crawler-tractor with wide pads and hydraulic angle and tilt blade, and a minimum factory rating of 65 horsepower.  Payment for dozer hours shall be made only at the written direction of the Engineer for landscape shaping to an aesthetically pleasing appearance on various parts of the project after the waste material has been placed to the lines shown on the plans or as directed, and prior to seeding.

109-1.07  Payment for Materials on Hand.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Anchorage, Alaska, except for the following items which will be eligible for partial payment when accepted by the Engineer:

1. Item 504(1A) Structural Steel-A514  Furnished, Fabricated and Erected

2. Item 504(1B) Structural Steel-A572  Furnished, Fabricated and Erected

3. Item 504(1C) Structural Steel  Furnished, Fabricated and Erected

The structural steel elements shall be fully fabricated, painted, ready for shipment, and stored in a secure area at the fabricator's facility.  Acceptance of the steel elements for partial payment will be made by the Department's fabrication inspectors.  The Contractor will provide Proof of Insurance in an amount equalling the replacement value of  the steel from the point of acceptance for partial payment until the steel arrives on the project.  Final acceptance of the steel will be made by the Engineer on the project site.

109-5.01  Basis of Payment.  Add the following subsection:  Payment will be made under:

Pay Item No.      Pay Item          Pay Unit

109(3)         Wide Pad Dozer,         Hour

65-HP Minimum

Add the following section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, CFR (Code of Federal Regulations), Part 23 with the maximum opportunity to participate in the performance  of contracts  financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  Interpretation.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03.3 for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Goal in order to be eligible for award of this contract.

120-3.01  Determination of Compliance.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that ALL of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02 GOOD FAITH EFFORT.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, ALL of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02 GOOD FAITH EFFORT.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Goal those monies allowed by the Engineer in 120-3.03.04 as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under 120-5.01.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100%.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60% of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01 until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per 120-3.03, 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

Payment or Deduction will be made under:

Pay Item No.        Pay Item         Pay Unit

120(1)        DBE Adjustment   Contingent Sum

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-2.02  Clearing.  Add the following:  Timber 5-inch diameter or larger at breast height, shall be cut and stacked for public removal.  It shall be stacked at the Right-of-Way line adjacent to the D9 trail access.  The Department will notify the public of its availability once the timber has been stacked.

201-4.01  Basis of Payment.  Add the following:  All work required to cut and stack timber for public removal shall be included under Pay Item 201(3A), Clearing and Grubbing.

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 Description.  Add the following:  This work shall also include removal and disposal of the random boulders encountered in the common and muck excavation.  Boulders having a dimension exceeding 36-inches shall be removed and disposed of under this item.

202-2.01  General.  Add the following:  Boulders meeting the description for removal shall require special handling.  Boulders shall be hauled off the project to approved waste sites or may be reduced in size by drilling and shooting to produce fragments suitable for incorporation into the embankment.  The Contractor shall submit a blast plan as detailed under Subsection 203-3.07, Blasting Requirements for Excavation in Rock.

The chain-link fence designated for removal shall be carefully removed so the chain-link fabric may be used in the fence reconstruction in accordance with Section 607, Fences.

202-3.01  Method of Measurement.  Add the following:  Boulders will be measured on a per each basis for each boulder removed and disposed.  Boulders produced by rock excavation shall not be measured for payment under this item.

Removal of Fence will be measured by the linear foot for the actual amount of fence taken down.

202-4.01  Basis of Payment.  Add the following:  Payment for removal and disposal of boulders shall include all work necessary, including drilling and shooting, hauling, pushing or other such means required.

Payment will be made under:

Pay Item No.         Pay Item           Pay Unit

202(12)        Removal of Fence      Linear Foot

202(22)      Removal and Disposal       Each

of Boulders

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-2.01 Common Excavation.  Add the following:  That strata or layer of soil laying above the common excavation unfit for embankment construction and commonly referred to as "overburden" shall be paid for as Common Excavation.

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A, B or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B or C, respectively.  (5/12/89)

Special Provisions

203-3.01   General.  Delete the eighth paragraph in its entirety.

203-3.02  Embankment Construction.  Delete the first sentence of the tenth paragraph, and substitute the following:  Roadway embankments shall be placed in horizontal layers not exceeding eight inches in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by one foot and transversely by 20-feet.

Add the following:  Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104, Scope of Work.

203-3.03  Construction of Embankments with Moisture and Density Control.  Add the following to the second paragraph:  All embankments within 20 feet of a bridge abutment shall be compacted full width to not less than 100 percent of the maximum density.

203-3.06  Disposal Areas.  Add the following subsection:  Disposal areas for unsuitable material and excess excavation shall be at locations of the Contractor's choice outside of the Right-of-Way, with written consent of the property owner and as approved by the Engineer, and also within the Right-of-Way at approved locations.

Waste material disposed of outside the project limits on public or private wetlands shall be allowed only after a Department of the Army Section 404 Permit allowing this has been submitted to the Engineer.

When roadway embankment slopes are used for slope flattening or as disposal sites for waste material, the slopes shall be those ordinarily obtainable by a small dozer/grader operation.  No usable material shall be used for slope flattening until project requirements for the usable material have been met.

Pleasing contouring shall be utilized whenever possible but drainage shall not be changed or disrupted by this operation.  Seeding shall be accomplished in accordance with Section 618.

All waste areas shall be properly graded and drained.  The outer limits of waste shall be feathered into surrounding grounds with no noticeable break or variation readily discernible.

The Contractor shall not use land from any publicly-owned park, recreation area, wildlife or waterfowl refuge, or any significant historical site that is located either inside or outside the project limits unless permitted by the contract.

The Engineer will monitor all work and the placement of all material both inside and outside the project limits to ensure that the above requirements are met.

State Restricted Material Source, Scalehouse Pit M.S.-42-1-041-1, located on Fort Richardson, is available for the Contractor's use to deposit overburden materials from this project.  The use of this site is subject to the following restrictions:

1.	The authorization is revocable at will by the Garrison Commander, 6th Infantry Division (Light) and U.S. Army Garrison, Alaska, Fort Richardson, Alaska, hereinafter known as the Government.

2.	Authorization is granted for the period beginning March 1, 1989 and ending November 1, 1991, unless prior termination is requested.

3.	The right herein granted will be without cost or expense to the Government.

4.	The Government will not be responsible for damages to property or injuries to persons which may arise from, or be incident to the use granted.

5.	That any property of the Government damaged or destroyed, incident to use of the premises under this authorization be promptly repaired to the satisfaction of the Engineer.

6.	That access to the reservation be coordinated with the Range Control, Building 59009, 863-3202/864-4195, in advance of entering Fort Richardson.  Access is contingent upon the determination by Range Control that scheduled training will not be adversely impacted.

7.	That on or before the date of expiration of this authorization or its relinquishment or revocation, the Contractor shall vacate the said Government premises, remove all property therefrom, except the deposited material, which shall become the property of the Government, and leave the premises in a condition satisfactory to the Engineer.

8.	The final elevation of waste areas will not exceed 10-feet above surrounding natural grade.  No abrupt grade changes will be left.

9.	That the material deposited shall be compacted, graded and contoured, capped with no less than 6" of topsoil, and fertilized, limed, and seeded to the specifications and to the satisfaction of the Engineer.

10.	Contractor will be limited to authorized sites within the pit as directed by the Engineer.

203-3.07 Blasting Requirements for Excavation in Rock:  Add the following Subsection:  Periodic geotechnical field inspections will be conducted by representatives of the Department  as the backslopes of each cut are exposed; and when unfavorable geologic structure anomalies are encountered, specific recommendations on stabilization will be made.  In the event the Contractor is required by the Engineer to revise a slope which has already been drilled and blasted according to specifications, the Contractor shall perform this work in accordance with Subsection 109-1.05.

Two weeks prior to any drilling or blasting in a cut, the Contractor shall submit a blast plan to the Department for review.  The blast plan shall provide the following information:

1.  Station limits of cut or lift.

2.  Drill hole diameter.

3.  Drill pattern and spacing diagram.

4.  Proposed delay sequence of the blast holes.

5.  Explosive per hole and per delay (lb.)

6.  Types of explosives being employed.

7.  Powder factor.

8.  Time of day and day of week.

Review of the drilling, blasting and excavation procedures by the Engineer shall not relieve the Contractor of his responsibility for the accuracy and adequacy of the plan for obtaining adequate breakage, using proper detonation procedures and following proper safety procedures prior to and after the blast.

The Contractor may adopt methods of control blasting and excavation which vary from those required herein, provided short demonstration sections are first used to prove the acceptability of such methods to the satisfaction of the Engineer.

If in the opinion of the Engineer, the methods of excavation required herein or adopted by the Contractor are unsatisfactory in that they result in excessive rock throw, or do not produce a uniform slope and shear face within the neatlines specified, the Contractor shall adopt revised methods, by drilling, blasting, and excavating short sections until a technique is developed that will produce the acceptable results.

Drill hole conditions may vary from wet or filled with water to a dry condition.  The Contractor will be required to use whatever type of explosive and/or accessories necessary to accomplish the specified result.

Storage and handling of explosives shall be in accordance with Subsection 107-1.10, Use of Explosives.

The Contractor shall observe the entire blast area for 15 minutes following a blast to guard against rock fall before commencing work in the cut.

All rock that is loose, hanging, or creating a dangerous situation shall be removed during or upon completion of excavation as an integral sequence as each lift is excavated.

Material outside the planned neatline slopes which is unstable and constitutes potential slides in the opinion of the Engineer shall be excavated and removed.  Such material shall be used in the construction of the embankment or disposed of as directed by the Engineer.  The removal and disposal of slide and slipout material will be paid for at the contract unit price for Common Excavation if determined not to be the fault of the Contractor's methods.

For all cuts over 10 feet in depth, the Contractor shall use pre-shearing along the lines of the cut slope face.  This depth may be varied if field experience shows such variance will yield acceptable results.

Overburden stripping as shown on the plans shall be done before the associated pre-shear holes are drilled.

Material remaining 8 inches or more inside neat line rock slopes will be removed by pre-shearing techniques or other methods approved by the Engineer unless specifically exempted for aesthetic, geological, or safety reasons by the Engineer.

Pre-Shear Blasting:

"Pre-shearing" shall consist of drilling holes on the plane of the final cut slope and loading each hole with a well distributed explosive charge and firing the holes simultaneously to create a crack along the plane of the final cut slope.  The detonation of the pre-shear line must be before the detonation of all other blasting in the cut.  Production holes will be detonated next and buffer holes will be detonated last.

Spacing of pre-shear blast holes shall be initially set at 24 inches center to center.  If experience shows that a wider spacing will give acceptable results then the Contractor, with the approval of the Engineer, will be permitted to utilize that spacing.  The maximum explosive charge shall be approximately equal to 0.1 pounds of Kleenkut E, Ira Split, Tovex T-1 or equivalent per square foot of final surface rock slope.  Ammonium nitrate fuel oil type explosives shall not be used in pre-shear holes.  These holes will be loaded and detonated 30 feet beyond the end of the worked lift or to the end of the cut, as applicable.  All pre-shear blast holes shall be stemmed full depth with sand or drill fines if initial results without stemming are considered inferior by the Engineer.  Where backbreak becomes a definite problem in the opinion of the Engineer, guide holes shall be drilled between the controlled blast drill holes.  These shall be of the same diameter and in the same plane as the pre-shear blast holes and shall not exceed 10 feet in depth.  They shall remain unloaded.

Buffer Blasting:

Buffer holes shall be drilled approximately 3 feet out from the pre-shear holes and spaced 3 to 5 feet center to center.  These holes will be drilled parallel to the final cut slope and the loads shall not exceed 50 percent of the average explosive loads in the nearest production holes.

Production Blasting:

In production blasting the amount of explosive per delay shall not exceed 500 pounds.  This limit may be reduced or increased if ordered by the Engineer when the blast is in a position to damage equipment, utilities, or if other circumstances require a change.  Production blast holes shall not be drilled closer than 6 feet to the pre-shear line.  Where more than one lift is required, production holes shall not be drilled to an elevation lower than the pre-shear holes.

Fluff Blasting:

Fluff blasting shall consist of drilling and shooting the rock area to a depth of at least 6 feet beneath the bottom of profile grade as shown on the plans, resulting in a fractured or broken rock foundation.  It is anticipated that, in comparison with production blasting, the center to center blast hole spacing will be closer and the powder load in each hole will be restricted to the bottom of the hole to minimize rifling.  This procedure will effectively provide a stable interlock between the enbankment material and the foundation material.  This procedure will also facilitate drainage through the foundation material rather than drainage along the bedrock-embankment interface.  The Contractor shall have a backhoe on site and available to enable the Engineer to verify the effectiveness of the fluff blasting.

203-3.08  Rock Stabilization.  Add the following subsection:

Rock Bolts:

Rock bolts of the specified lengths will be installed where directed by the Engineer.  These bolts shall be installed in such a manner as to exert a permanent normal force across potential failure planes.

All rock bolts to be installed on this project including anchorages, corrosion proofing and other appurtenances shall be products of a manufacturer regularly engaged in the manufacture of rock bolts.  Bolts shall be fabricated from deformed bars not less than 1-3/8 inches in diameter.

Anchorage shall be epoxy, polyester resins or cement grout.  Tension shall be transferred to the outer rock by means of grout, bearing plate, washer and nut or by epoxy or polyester resin within the hole.

If used, bearing plates shall be in uniform contact with the rock surface.  If the rock face is not perpendicular to the axis of the bolt, or the rock under the bearing plate is not sound, a bearing pad approved by the Engineer shall be constructed so that the bolt is not bent when the tension is applied.

All sections of the bolts and accessories necessary to the function of the bolts shall be fully corrosion protected.

Grouts, epoxies or polyester resins shall be proven, non-shrink materials capable of permanently developing the bond and internal strengths necessary for the tensioning required on this project.

Rock bolts shall be tensioned to 25,000 pound minimum.  When external nuts are used to transfer this tension to the surface rock, the load shall be held for 10 minutes before tightening the nut.  Load/extension measurement will be made during tensioning.  When epoxy or polyester resins are used to transfer the tension to the outer rock, the load shall be held sufficiently long to allow hardening of the material.  Load/extension measurements shall be made to assure the load is transferred to the rock upon release of the tensioning device.

During tensioning the load shall be held for at least 10 minutes and the extension of the bolt shall not exceed the elastic strain of the bolt by more than 20 percent.  If a bolt fails these tests, it shall be replaced or an additional bolt shall be installed in a separate hole.

The hydraulic jack and pressure gauge used for tensioning shall be calibrated by a registered calibration agency a maximum of one month prior to the tensioning operation and a copy of the calibration certificate shall be shown to the Engineer before tensioning begins.

The installation, corrosion protection, and the tensioning shall be carried out according to the manufacturer's specifications.

Rock Dowels:

Rock dowels shall be installed at locations specified by the Engineer in such manner as to provide passive support at the toe of rock blocks which could slide on an inclined surface.

Dowels shall be fabricated from No. 11 steel reinforcing bar.

Minimum hole depth for each dowel shall be one foot drilled as close to the supported rock as possible.

Dowels shall be grouted the full depth of the drill hole with a grout material approved by the Engineer.

The exposed dowel and the toe area of the rock it supports shall be encased with pneumatically applied or hand packed mortar to provide adequate support and protection from corrosion.  Wood packing will not be used.

203-3.09   Horizontal Drain Holes.  Add the following subsection:  Drain holes to relieve water conditions in rock backslopes may be required.  Minimum hole diameter shall be three inches and lengths shall not exceed 40 feet.  Location and slope of horizontal drains will depend on conditions encountered and as directed by the Engineer, but will not exceed the limits of the equipment in use on the project for pre-shear or production holes.  Holes shall be flushed with water upon completion to remove drill fines.

203-4.01  Method of Measurement.  Add the following:   	Fluff blasting will be measured by the square yard area drilled and blasted.

Areas of instability or potential slides ordered removed by the Engineer will be determined by resectioning.

Rock Bolts and Rock Dowels will be measured by the number of units installed.

Horizontal Drains and Guide Holes will be measured by the linear foot.

All excavation for Pier 3 of the Eagle River Bridge shall be measured and paid for as Item 205(1), Excavation for Structures.

Standard Modifications

203-5.01 Basis of Payment.  Change Pay Items 203(5), (6) and (7) to read:  Borrow, type _____.  (5/12/89)

Add the following:  When more than one type of Borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)

Special Provisions

203-5.01  Basis of Payment.  Add the following:  Payment will be made under:

Pay Item No.         Pay Item           Pay Unit

203(11)       Fluff Blasting          Square Yard

203(12)       Horizontal Drain Holes  Linear Foot

203(13)       Guide Holes             Linear Foot

203(14)       Rock Dowels               Each

203(15-8)     8-Foot Rock Bolts         Each

203(15-12)    12-Foot Rock Bolts        Each

Use of Rock Bolts and/or Rock Dowels will be instituted on the project by issuance of a directive.

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 Materials.  Delete the first sentence and substitute the following:  Bedding and backfill materials within the structural section shall meet the requirements for the applicable lift of material.  Native material shall be utilized for pipe bedding and backfill below the structural section if the material meets the minimum requirements of Selected Material, Type C as specified in Subsection 703-2.07, Selected Material.

SECTION 205

EXCAVATION, BACKFILL AND FOUNDATION

FILL FOR STRUCTURES

Special Provisions

205-1.01 Description.  Add the following:  This work shall also include the excavation required in the vicinity of Pier Number 3 and Abutment Number 4 of the Eagle River Bridge.  This excavation is needed in order to construct the footing for Pier Number 3 and to dress

the slope between Pier Number 3 and Abutment Number 4, as shown on the plans.

Rock excavation for structures shall include the excavation required for placement of drainage structures.

205-3.01  Excavation.  Add the following:  Excavation for the pier footings for the Eagle River Bridge is expected to be below the water table, and pumping and/or seals may be required.  If foundation seals are required, as determined by the Engineer, they shall be paid for as extra work as described in Subsection 109-1.05, Compensation For Extra Work.

205-3.03  Backfill.  Add the following:  Backfilling at Pier No. 2 and Pier No. 3 shall be completed to the elevations indicated on the plans.  The final slopes around and immediately adjacent to the piers shall be dressed and sloped to promote drainage away from the piers, as shown on the plans.

205-4.01  Method of Measurement.  Add the following:  Measurement of excavation for Pier 3 of the Eagle River Bridge shall be as shown on the plans.

205-5.01  Basis of Payment.  Add the following:  Payment for final grading of backfill slopes around the piers of the Eagle River Bridge shall be included in the contract price for Excavation for Structures, regardless of the horizontal pay limits for such excavation.

Add the following pay item:

Pay Item No.         Pay Item           Pay Unit

205(5)          Rock Excavation      Cubic Yard

for Structures

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01   Description.  Add the following:  This work shall include all labor, equipment and materials necessary to install utility conduits on the Eagle River Bridge.

501-2.01  Materials.  Add the following:  Reinforcing steel shall conform to Subsection 709-2.01, Reinforcing Steel.

Utility conduits shall consist of rigid steel conduit (RSC), or Type EB or Schedule 40 rigid polyvinyl chloride (PVC) conduit.  RSC conduit shall be manufactured of mild steel with a galvanized coating.

501-3.01  Proportioning.  Revise this subsection as follows:  In Table 501-1, Class of Concrete, under the category Coarse Aggregate Gradation AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S and W and A-A concrete.

Standard Modification

501-3.01 Proportioning.  In the second paragraph under item 3, replace "Polysar 1186" with "Styrofan 1186".  (5/12/89)

Special Provisions

Add the following to subparagraph 4:  Fly ash may be used only in the piers and abutments of the Eagle River Bridge.  It may not be used in the deck, pathway or concrete railings.

501-3.02  Batching.  Add the following to Item 5, Batching:  The contractor shall furnish the Engineer with a list of all ingredients, their individual weights and the moisture content of the various aggregates with each truck load or batch of concrete supplied.

Standard Modifications

501-3.05   Forms.   Delete paragraphs 12 and 13 and substitute the following:  Permanent metal forms may be used only if shown on the plans.  The construction of concrete bridge decks with permanent steel bridge deck forms shall conform to the requirements of this specification.  Removable forms may be substituted for permanent metal forms with no adjustment in prices.  (5/12/89)

Special Provisions

501-3.05 Forms.  Add the following:  The thickness of concrete members that receive an architectural finish shall be increased so that the specified minimum cover to reinforcing steel is maintained.

The following concrete surfaces shall receive an architectural finish:

The vertical exterior surfaces of the concrete bridge railings that are exposed to view from beyond the limits of the bridge, including the exterior surfaces of the concrete light pole supports.

The exterior edge of the pathway slab.

The longitudinal limits for the architectural finish shall be the outside end of the bridge rail transitions.

The architectural finish may be created by the form itself or by a liner attached to the formwork surfaces, and shall preferably be a pattern of standard manufacture.  The pattern shall produce a uniform vertical rib and groove texture.  The overall depth (relief) of the pattern shall not exceed one inch, and the center-to-center rib spacing shall not exceed three inches.  The widths of the rib surface and the base of the grooves shall be approximately equal.  Samples of the pattern shall be submitted for approval.

501-3.06  Placing Concrete.  Delete item 5, Deck Slabs on Steel Spans in its entirety and substitute the following:  On continuous girder bridges, the concrete deck slab shall be placed as shown on the plans or as directed.

501-3.07  Finishing Concrete Surfaces.  Delete the second sentence of the 15th paragraph under item 3. Concrete Decks and substitute the following:  The surface shall not vary more than 0.01-feet from the lower edge of the straightedge.

501-3.11  Conduits. Add the following subsection:

Construction of conduits, junction boxes, and expansion fittings shall conform to the requirements of Section 660, Conduit, with the following exceptions:

All conduits shall be fitted with expansion devices at each end of the bridge, as shown on the plans.

Conduits located in the pathway shall be securely anchored to the bottom of the pathway prior to casting the pathway concrete.

All conduits shall be constructed to within an allowable vertical tolerance of 0.1-foot, and a horizontal tolerance of 0.2-foot from the indicated plan location.

Junction boxes shall be positioned in locations appropriate for pulling wires.  There shall be separate junction boxes for each conduit, and the boxes shall be spaced not closer than five feet in a longitudinal direction from any junction box in any other conduit.  Junction boxes on the Eagle River Bridge shall be provided only as shown on the plans.

501-4.01  Method of Measurement.  Add the following:  No measurement of utility conduits will be made.

501-5.01  Basis of Payment.  Add the following:  Expansion devices are considered incidental to, and included with, Item 501(2), Class A-A Concrete.

Payment for concrete which is beyond the cross-sectional dimensions of the concrete bridge railing and which is required to provide support for light poles on the bridge shall be included with Item 660(3), Highway Lighting System Complete.

Payment for Utility Conduits shall include all labor, materials and equipment necessary to complete the installation of Utility conduits as detailed on the plans.  Expansion joints, junction boxes and the concrete in the pathway and around the conduits on the Eagle River Bridge shall be included with Item 501(9), Utility Conduits.

Expansion devices in conduits shall be incidental to Utility Conduits.

Architectural finish shall be incidental to Concrete Bridge Rail, Type 1 and Type 2B.

Add the following pay item:

Pay Item No.             Pay Item            Pay Unit

501(9)              Utility Conduits       Lump Sum

SECTION 503

REINFORCING STEEL

Special Provisions

503-1.01  Description.  Add the following:  Reinforcing for the pathway on the Eagle River Bridge will not be paid for under this section but will be included in Item 501(9), Utility Conduits.

503-3.05  Splicing.  Delete in its entirety and substitute the following: Unless otherwise shown specifically on the plans, all splices and splice locations for reinforcing steel shall be submitted to the Engineer for approval.  No splices shall be located in the lower or upper one-fourth of the pier frame legs of the Eagle River Bridge.  Splices for Number 14 bars in the pier caps of the Eagle River Bridge shall be made by one of the following approved methods.

Butt Welding.  All welding pertaining to this Section shall be in conformance with the requirements of Subsection 504-3.01, Fabrication, and with the requirements of the "Structural Welding Code - Reinforcing Steel", American Welding Society, (ANSI/AWS D1.4).

All #14 bars furnished for welding shall have the following chemical composition:

Maximum percentage carbon        0.40%

Maximum percentage manganese     1.30%

Maximum percentage phosphorous   0.04%

Maximum percentage sulfur        0.05%

The Contractor shall secure from the manufacturer a ladle analysis of each heat from which each bar to be welded was rolled.  The ladle analysis shall be furnished for each heat to the Engineer prior to the acceptance of materials.

All bars to be welded shall be furnished at the mill composed of bundles containing only those bars with the approved chemical composition as described in these special provisions.  All bars to be welded shall be individually tagged or given identification as to the heat from which they have been rolled.

A direct butt splice shall be made by using either a single or double-vee groove or a single or double-bevel groove weld and the weld shall be the full size of the bar being welded.

The connection and splice details shown in Figure 1, page 8 of the "Recommended Practices for Welding Reinforcing Steel, Metal Inserts and Connections in Reinforced Concrete Construction" by the American Welding Society shall be used.

All welding of bars shall be accomplished by the shielded metal-arc process using low-hydrogen electrodes with a preheat and interpass temperature of not less than 200 degrees Fahrenheit.

Welds shall be made by welders qualified by the following procedure:

Under supervision of the Engineer, each welder shall weld 4 test welds in the same positions as will be used on the project.  The test welds shall be submitted to the Engineer at least one week prior to the time construction splicing is anticipated.  Three of the four test welds shall develop a minimum of 90 percent  of specified ultimate strength of the bar welded.  No welding of bars on the project will be permitted until the test welds have been completed and tested to the satisfaction of the Engineer.

The Contractor shall submit to the Engineer for approval a plan showing the locations of construction splices for each bar to be spliced.  No Number 14 bars shall be embedded in concrete until the splicing plan and test welds have been approved in writing by the Engineer.  Splices in adjacent bars shall be staggered at least 24 inches.  In no case will the Contractor be permitted to splice more than 30 percent of the bars within any vertical 3 foot column section.

Mechanical Butt Splicing.  Mechanical butt splicing shall be done using an exothermic process whereby molten filler metal, contained by a high strength steel sleeve of larger inside diameter than the bars, is introduced into the annular space between the bars and the sleeve and also between the ends of the bars.  Upon cooling and hardening of the filler metal the splice shall be capable of transferring at least 90 percent of the specified ultimate tensile strength of one bar to the other by the mechanical strengths of the splice components.  The splice shall not depend upon fusion of the filler metal with the bars nor shall the bars be heated to their melting point during the splicing process.  The degree of heat required to effect the splice shall not decrease the structural properties of the bars nor significantly effect the original hardness of the bars.

All splicing shall be done in strict accordance with the recommendations of the manufacturer, utilizing the manufacturer's standard jigs, clamps, ignition devices, and other required accessories, and shall be done prior to the time the reinforcing bars are placed in the forms.

As a condition of approval, the process and the operators shall be prequalified prior to performing any construction splices.  For process qualification, the Contractor shall submit 3 test splices prepared by the manufacturer, or as noted below.

For operator qualification, the Contractor shall submit 3 test splices prepared by each operator he intends to employ in making construction splices.  Operator qualification splices shall be prepared on the site under the same conditions as the construction splices, in the presence of the Engineer and the 3 splices shall be prepared consecutively.  An operator and the process may be qualified by the same set of splices, provided the splices are prepared as specified above for operator qualification.

The test samples shall be a minimum of 36-inches in length with the splice assembly positioned near the midpoint of the sample, using splice materials, methods and bars representative of the construction splicing.  Test splices for process qualification shall be submitted to the Engineer at least one month prior to the time placing of Number 14 bars is anticipated, and test splices for operator qualification shall be submitted for testing at least one week prior to the time construction splicing is anticipated.  All test splices shall bear the operator's identification mark.

The test specimens shall be tensioned to 40,000 psi and relaxed to 3,000 psi.  The elongation of the specimens shall then be checked and shall be not more than 0.030-inches measured between gauge points set on the bars at each end of the splice sleeves.

The elongation shall be measured in at least three locations approximately equidistant apart around the bar, and the value used will be the average of the measurements.

In addition to the above requirements, the test specimens shall develop a minimum strength of 80,000 psi.

Should any test splice for process qualification fail the above test, the set consisting of the three splices will be determined to be unacceptable and a second set of test splices shall be prepared and submitted for testing, as specified above.  Subsequent failure of any test splice in the second set shall be cause for rejection of the process.

No operator will be considered qualified to perform construction splicing unless each splice in the set of test splices prepared by that operator successfully satisfies the testing requirements.

In addition, the Contractor shall submit to the Engineer for approval, copies of the splice manufacturer's literature and recommendations.

Reinforcing bars spliced by mechanical butt splices shall not deviate from the layout line by more than 1/4-inch over a 3-1/2 foot length of bar.  All construction splices shall bear the operator's identification mark, and shall be made in strict accordance with the procedures which have been qualified by testing.  Any splice which is made in any manner deviating from the qualified procedures shall be cut out and replaced.  No concrete shall be placed around spliced bars until such splices have been approved by the Engineer.

The Contractor shall be responsible for providing adequate bar lengths to provide all test splices in addition to the lengths required on the plans.

Splices in adjacent bars shall be staggered.  In no case will the Contractor be permitted to splice more than 30 percent of the bars within any vertical three foot column section, or any three foot horizontal footing or cap section.

Threaded Coupler Bolt Splicing.  Threaded coupler bolt splicing shall be done using couplers of the tapered thread type, capable of providing a full positive connection which develops in tension or compression at least 125 percent of the specified yield strength of ASTM A-615 grade 60 reinforcing steel.

At least three test splices shall be made from bars rolled from each individual heat.  Each and every splice shall provide the minimum specified strength.  Failure of any test splice will result in rejection of the system.

All manufacturer's recommendations shall be completely and rigidly followed in the installation of threaded couplers.  The coupler manufacturer shall provide a representative who is knowledgeable with the process to advise the Engineer and assist the Contractor in directing the work.  The representative shall be on site and available throughout the splicing process until all splices are encased in concrete.

Threads shall be cut with an approved bar threader to ensure proper taper and thread engagement.  Threads shall be undamaged and clean when installing the splice.  Damaged threads shall be rejected and the bar replaced or the thread area removed and the threads recut.

The bars and the couplers shall be assembled using an approved inspection wrench, set to the proper torque setting for the size of bars being spliced.  All splices shall be re-checked with the inspection wrench just prior to final form closure and placement of concrete, and extreme care shall be taken so that vibration or impact or any other factor does not loosen the couplers.

Splices in adjacent bars shall be staggered at least 24 inches.  In no case will the Contractor be permitted to splice more than 30 percent of the bars within any vertical three foot column section, or any three foot horizontal footing or cap section.

Reinforcing steel bars of size Number 11 or smaller may be spliced using one of the preceding methods, or by lap splicing.  Such lap splices shall conform to the following:

Bars to be spliced shall be lapped a length, in inches, of at least 75 times the area, in square inches, of the bar being spliced.  If more than twelve inches of concrete is cast below the reinforcement, the above value shall be multiplied by a factor of 1.40.  If the spacing of the bars is at least six inches, the above value may be multiplied by a factor of 0.8.  If no more than 50 percent of the bars are being spliced within the above required lap length, the above length may be multiplied by a factor of 0.76.  If the ultimate concrete strength is in excess of 5,000 psi, the above value may be multiplied by a factor of 0.77.  Splices in adjacent bars shall be staggered at least 24-inches.

Compression bars shall be lapped at least 60 times the diameter of the bars being spliced.

503-5.01  Basis of Payment.  Add the following:  Reinforcing steel embedded in the bridge deck or pathway and used for anchoring bridge railings, as well as all reinforcing steel contained in the railings, is not included with this item, but is included appropriate with the items of Section 507, Bridge Railing.

Payment for reinforcing steel for the light pole supports on the bridge is not included with this item, but is included with Item No. 660(3), Highway Lighting System Complete.

Reinforcing steel embedded in the bridge deck and used for anchoring the pathway, as well as all reinforcing in the pathway, is not included with this item, but shall be incidental to Item No. 501(9), Utility Conduits.

SECTION 504

STEEL STRUCTURES

Special Provisions

504-3.01  Fabrication.

Under Item 2. General, add the following:  All structural steel for the steel bridge in this contract shall be fabricated in a shop certified by the American Institute of Steel Construction for Category III:  Major Steel Bridges.

Girders for the Eagle River Bridge shall be curved to the radii shown on the plans.  They shall be curved by cutting the flange plates to the required alignment and deflecting the web to conform, or by heat curving.  Heat curving shall not be used for steels with a specified yield strength greater than 50,000 psi, except for minor adjustments after girder assembly to achieve the specified alignment, and preferably shall not be used for any girder section.

If heat curving is used, it shall conform to the requirements of the AASHTO Standard Specifications for Highway Bridges, Division II, Section 10.5.2.

Under Item 6. Shop Assembling, add the following:  Shop assembly shall be in sections of at least 200-feet long, and for the full width of the framing plan.  Subsequent assembled sections shall overlap previously assembled sections by at least 100-feet.

Shop assembly shall include all girders, diaphragms and lateral bracing within the limits shown above.

Standard Modification

504-3.01 Fabrication.  Under Item 7.  Bolted Connections, High-Tensile Strength Bolts,  delete paragraphs 5 through 14, and Table 504-3, and substitute the following:  All fasteners shall be tightened to give at least the required minimum tension values shown in Table 504-2 on completion of the joint.  All bolts and nuts in a connection shall be made by the same manufacturer.

In order to achieve the minimum tension values shown in Table 504-2, direct load indicating washers shall be used.  The suitability of the device shall be demonstrated by testing a representative sample of not less than three devices for each diameter and grade of fastener used in the structure in a calibration device capable of indicating bolt tension.  The test assembly shall include flat, hardened washers, if required in the actual connection, arranged as those in the actual connection to be tensioned.  The calibration test shall demonstrate that the device indicates a tension not less than five percent greater than that required by Table 504-2.  Manufacturer's installation procedures shall be followed for installation of bolts in the calibration device and in all connections.  Special attention shall be given to proper installation of flat, hardened washers when load indicating devices are used with bolts installed in oversized or slotted holes and when the load indicating devices are used under the turned element.

Load indicating washers shall conform to the requirements of ASTM P 959.

Unless otherwise permitted, the load indicating device shall be placed under the bolt head, and only the nut shall be turned when tightening the bolt.  The device shall indicate full tensioning of the bolt when the opening reaches zero.

Bolts shall be installed in all holes of the connection and brought to snug tight condition.  All fasteners shall then be tightened, progressing systematically from the most rigid part of connection to the free edges in a manner that will minimize relaxation of previously tightened fasteners.  It may be necessary to provide multiple cycles of systematic tightening.

High-strength bolts shall not be reused.  Previously fully-tightened bolts which may have been loosened by the tightening of adjacent bolts shall be removed and replaced with new bolts, nuts, and load indicating devices.  (5/12/89)

Special Provisions

504-3.02  Erection.  Add the following to subparagraph 1:  The curved girders of the Eagle River Bridge will require special considerations to insure stability during storage, transportation, and erection.  The Contractor shall submit a plan for handling and transporting the girders to the Engineer for approval prior to approval of the structural steel shop drawings.

Heat straightening ASTM A514 steel shall be in accordance with the requirements of AASHTO/AWS Bridge Welding Code D1.5, paragraph 3.7.3.

Add the following to subparagraph 8:  Epoxy adhesive, conforming to AASHTO M-200, shall be applied to the bottom surface of the elastomeric bearing pads prior to placement, and the pad shall be secured and restrained from movement until the epoxy has cured and full adhesion is achieved between the pad and the concrete cap.

504-3.03  Painting.  Delete items 1 and 2 and subparagraphs a, b, c, and j under item 3 in their entirety, and substitute the following:

A.	Description.  This work shall consist of furnishing all labor, materials and equipment necessary to paint steel structures and the structural metal portions of composite structures in conformance with the plans and specifications.  Galvanized surfaces shall not be painted.

Each coat of paint shall be tinted differently than previous coats so as to be easily distinguishable.

Field splice areas and bolts shall not be painted in the shop but shall be painted after assembly with the same system as the remainder of the structural steel.

This paint protection shall be one of the following systems:

1.	100 percent Solids spray applied two component urethane coating.  The coating shall be Spraying Zebron 386-4 as manufactured by Zebra International Corp. 10850 Wilshire Boulevard, Los Angeles, CA or Terra-Thane 500 as manufactured by United Coatings, P.O. Box 4158, Spokane, WA.

2.	"TNEMEC" 73-5 ENDURA SHIELD System, manufactured by Tenemec Co., Inc., 640 S. Riverside Drive, Seattle, WA 98108.

3.	Zinc rich primed, epoxy intermediate coat and urethane topcoat system.  System components as manufactured by E.I. DuPont Co., 40 Brookhollow Drive, Santa Ana, CA  92706.

4.	Zinc rich primed, high build epoxy intermediate, two component urethane finish coat system.  System components as manufactured by Porter Paint Co., 400 South 13 S5., Louisville, KY.

B.	Materials.  Materials used in this work shall conform to the requirements specified in the appropriate section as indicated below.

SYSTEM 1

General Requirements.  Urethane components furnished shall be shipped in strong, substantial containers, plainly marked with the name, weight, and volume of the contents, together with the color formula, batch number, and the name and address of the manufacturer.

The components shall conform to the requirements outlined below:

1.	First Coat.  Two component 100% solids urethane, Spraying Zebron 386-4 Terra-Thane 500 or Senotex SN-3007.  Color in the dry state shall closely match color No. 36440 of Federal Standard Specification No. 595a.

2.	Second Coat.  Same as first.

SYSTEM 2

General Requirements.  Paint furnished shall be shipped in strong, substantial containers, plainly marked with the name, weight, and volume of the paint content, together with the color formula, batch number, and the name and address of the manufacturer.

The paint shall conform to the requirements outlined below:

1.	Prime Coat.  The prime coat shall be TNEMEZINC No. 90E-92.

2.	Intermediate Coat.  The intermediate coat shall be HI-BUILD EPOXOLINE No. 66.  Color in the dry state shall closely match color No. 36440 of Federal Standard Specification No. 595a.

3.	Finish Coat.  The finish coat shall be ENDURA-SHIELD III No. 73 High Build Polyurethane Enamel.  Color in the dry state shall closely match color No. 36440 of Federal Standard Specification No. 595a.

SYSTEM 3

General Requirements.  Paint furnished shall be shipped in strong, substantial containers, plainly marked with the name, weight, and volume of the paint content, together with the color formula, batch number and the name and address of the manufacturer.

The paint shall conform to the requirements outlined below:

1.	Prime Coat.  The prime coat shall be Canacin DuPont 347-Y-93.

2.	Intermediate Coat.  The intermediate coat shall be Corlar, DuPont 823-Y-67632 1:1 ratio base to activator (Activator, DuPont VF-Y-623).

3.	Finish Coat.  The finish coat shall be Imron, DuPont 326-Y-23665 4:1 ratio base to activator (Activator, DuPont VC-Y-511).  Color in the dry state shall closely match Color No. 36440 of Federal Standard Specification No. 595a.

SYSTEM 4

General Requirements.  Paint furnished shall be shipped in strong, substantial containers, plainly marked with the name, weight, and volume of the paint content, together with the color formula, batch number, and the name and address of the manufacturer.

The paint shall conform to the requirements outlined below:

1.	Prime Coat.  The prime coat shall be Porter Zinc-Lock 351.

2.	Intermediate Coat.  The intermediate coat shall be Porter M.C.R.-43 High Build Epoxy.  Color in the dry state shall closely match Color No. 36440 of Federal Standard Specification No. 595a.

3.	Finish Coat.  The finish coat shall be Porter Hythane.  Color in the dry state shall closely match color No. 36440 of Federal Standard Specification No. 595a.

C.	Construction Requirements.

SYSTEM 1

1.	Preparing Metal Surfaces for Painting.  Steel surfaces shall be prepared for coating by grit blasting in accordance with SSPC SP10 and the manufacturer's written recommendations, solvent wash as per SSPC-SP1 may also be required.

2.	Schedule of Paint for Metals.  For System 1 the structural steel shall be painted with a minimum of 25 mil dry film thickness in two coats.

All coats shall be applied in the shop according to the manufacturer's written instructions and with coating manufacturer's recommended equipment.

SYSTEM 2

1.	Preparing Metal Surfaces for Painting.  Steel surfaces shall be prepared in accordance with Steel Structures Painting Council Specifications SSPC-SP10 and the manufacturer's written recommendations.  Surface oils and residues shall be removed in accordance with SSPC-SP1.

2.	Schedule of Paint Coats for Metals.  For System 2 structural steel shall be painted with a minimum of three coats:

a.	Prime coat (dry film thickness 2.0 to 3.5 mils)

b.	Intermediate coat (dry film thickness 4.0 to 6.0 mils)

c.	Finish coat (dry film thickness 3.0 to 5.0 mils)

All coats shall be shop applied according to the manufacturer's written instructions.  Mist intermediate coat over prime may be required to prevent bubbling.

SYSTEM 3

1.	Preparing Metal Surfaces for Painting.  Steel surfaces shall be prepared in accordance with Steel Structures Painting Council Specifications.  Near white blast cleaning shall be required and proper type and size of abrasive shall be used to obtain an average profile depth of 1.5 mils.  Do not reuse sand or flint abrasives.  Grit or shot must be cleansed of contamination before reuse.  Blow dust and grit from surface with clean dry air.  Remove all weld splatter and round sharp edges to a smooth curve.  Surface oils and residues shall be removed in accordance with SSPC-SP1.

2.	Schedule of Paint Coats for Metals.  For System 3 structural steel shall be painted with a minimum of three coats:

a.	Prime coat (dry film thickness 3.0 to 4.0 mils)

b.	Intermediate coat (dry film thickness 4.0 to 5.0 mils)

c.	Finish coat (dry film thickness 2.0 to 2.5 mils)

All coats shall be shop applied according to the manufacturer's written instruction.  Mist coat of intermediate coat over prime will be required to prevent bubbling.

SYSTEM 4

1.	Preparing Metal Surfaces for Painting.  Steel structures shall be prepared in accordance with Steel Structures Painting Council Specifications SSPC-SP10-63.  Near white blast cleaning shall be required and proper type and size of abrasive shall be used to obtain an average profile depth of 1.5 mils.  Do not reuse sand or flint abrasives.  Grit and shot must be cleaned of contamination before reuse.  Blow dust and grit from surface with clean dry air.  Remove all weld splatter and round sharp edges to a smooth curve.  Surface oils and residues shall be removed in accordance with SSPC-SP1.

2.	Schedule of Paint Coats for Metals.  For System 4 structural steel shall be painted with a minimum of three coats:

a.	Prime coat (dry film thickness 2.0 to 3.0 mils)

b.	Intermediate coat (dry film thickness 4.0 to 6.0 mils)

c.	Finish coat (dry film thickness 1.5 to 2.5 mils)

All coats shall be shop applied according to the manufacturer's written instruction.  Mist coat of intermediate coat over prime may be required to prevent bubbling.

D.	Painting Metal Surfaces, All Systems.

1.	Time of Application.  The prime coat shall be applied as soon as possible after the surface has been cleaned and before deterioration of the surface occurs.  Any oil, grease, soil, dust or foreign matter deposited on the surface after the surface preparation is completed shall be removed prior to painting.  In the event that rusting  occurs after completion of the surface preparation, the surface shall be cleaned again.

Care shall be taken to prevent the contamination of cleaned surfaces with salts, acids, alkali, or other corrosive chemicals before the prime coat is applied and between applications of the remaining coats.  Such contamination shall be removed from the surface.  Under these circumstances the prime coat shall be applied immediately after the surface has been cleaned.

2.	Handling of Painted Steel.  Painted steel shall not be handled until the coating  has dried except for necessary handling and turning for painting or stacking for drying.

3.	Repair of Defects.  Paint which is damaged shall be removed and touched up with the same number of coats and kinds of paint as were previously applied to the steel or in conformance with the coating manufacturer's written recommendations and procedures.  Galvanized steel damaged by field welding or any other reason shall be hand cleaned and repaired in accordance with AASHTO M36-24.  Repair of galvanizing shall be made at no additional cost to the State.

4.	Component Origin.  All components of any system shall come from one manufacturer.

5.	System Durability and Certification.  The coating system manufacturer shall review the project and the coatings proposed environment and shall issue to the applicator recommendations and instructions to insure maximum durability and proper application of the coating on this project.

The applicator shall certify to the Department that the system was applied in accordance with the manufacturer's recommendation and instructions and shall enclose a copy of the recommendation and instructions with the certificate.

504-4.01  Method of Measurement.  Add the following:  Painting of structural steel or structural steel portions of composite structures shall not be measured for payment.

504-5.01  Basis of Payment.  Add the following:  Painting will not be paid for directly, but shall be subsidiary to steel structures.

SECTION 505

PILING

Special Provisions

505-1.01  Description.  Add the following:  The estimated pile tip elevations shown on the plans are an estimate only, and no guarantee is made that the piling will achieve the required bearing value near the elevations shown.  At Abutment No. 1 of the Eagle River Bridge, piles are expected to penetrate to bedrock.  This bedrock is variable in elevation, and the estimated tip elevations are anticipated lower values for the areas shown.  The Contractor should order piling for Abutment No. 1 at least long enough to penetrate to bedrock for all pile locations.

505-3.09  Driving Piles.  Add the following:  A vibratory type hammer may be used to drive all piles to their minimum pile tip elevation.  The bearing piles indicated on the plans shall then be driven to their design load under an impact hammer.

Tip protection as shown on the plans or approved equal will be required.  Pre-drilling or excavating may be necessary to prevent pile damage during driving, or for the pile to reach the minimum tip elevation.

505-4.01  Method of Measurement.  Add the following:   8. Pile Anchors.  Pile anchors will not be measured for payment, but will be subsidiary to the piling.

SECTION 507

BRIDGE RAILING

Special Provisions

507-1.01   Description.  Add the following:  This work shall also consist of Concrete Bridge Median Barrier to be installed on the Eagle River Bridge.

507-2.01   Materials.  Delete the first sentence and add the following:

Steel.  Metal pipe handrailing on the bridge shall conform to the requirements of Section 722, Bridge Railing.

Concrete.  Concrete for the cast-in-place concrete barriers shall be Class A concrete and shall conform to the applicable requirements of Section 501.  The surface  finish of the barriers shall conform to the requirements of a rubbed finish, or an architectural finish as shown on the plans or specified under subsection 501-3.05, Forms.

Reinforcing Steel.  Reinforcing steel shall conform to the requirements of Section 503 and be epoxy coated.

507-3.01   Construction Requirements.  Add the following:

Concrete.  Casting the concrete rail shall conform to the requirements of Section 501, Structural Concrete.

Reinforcing Steel.  Reinforcing steel shall conform to the requirements of Section 503, Reinforcing Steel.

507-4.01   Method of Measurement.  Delete in its entirety and substitute the following:  The number of linear feet paid will be determined from the plan dimensions.  It shall include all concrete, reinforcing steel and other material required to construct the concrete rail and concrete bridge median barrier as shown on the plans.

A portion of Type 3B, Offbridge Rail is required at each end of the bridge as detailed on the plans.  This length of Type 3B, Offbridge Rail shall be measured and paid as Item 507(4B), Concrete Bridge Rail, Type 2B.

507-5.01  Basis of Payment.  Add the following:  Payment for Concrete Bridge Rail shall include full compensation for furnishing all labor, materials, and equipment required to construct the bridge rail. This shall include the bridge rail concrete, reinforcing steel, and structural tubing, and will include reinforcing embedded in the slab or pathway and extending into the railings and all barrier reflector assemblies.

Payment for Concrete Bridge Median Barrier will be at the contract price, per linear foot, complete and accepted in place.

Payment will be made under:

Pay Item No.             Pay Item           Pay Unit

507(4-__)     Concrete Bridge Rail,

Type ____                   Linear Foot

507(8)      Concrete Bridge Median

Barrier                     Linear Foot

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-2.01  Materials.  Add the following:  Culvert marker posts shall be a nonflammable rigid fiberglass reinforced polymer composite with the dynamic flexibility to self-erect after repeated vehicular impacts.  The color shall be blue with no other markings.  The nominal 2-1/2 by 72-inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9-inches.  It shall remain resilient in temperature extremes of -140 to +140 degrees F, and be unaffected by ultra violet exposure.

603-3.06  Culvert Marker Posts.  Add the following subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30-inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or at the locations as directed by the Engineer.  42-inches of post shall remain above the ground after driving.

603-4.01  Method of Measurement.  Add the following:  Culvert marker posts will not be measured for payment, but will be incidental to the cost of the pipes.

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01   Description.  Add the following:  This work shall include construction of cleanout structures in reasonable conformance with the plans.

604-3.01  Construction Requirements.  Add the following to the beginning of the second paragraph.  All access manholes, regardless of type, that fall within a concrete sidewalk or asphalt pathway shall be constructed with a frame and cover cast with a rough cobbled grit surface, or specifically designed to hold fill.  The recessed covers shall be depressed a minimum of 1-inch, and be suitable for concrete or asphalt fill, as applicable.

Add the following to the fifth paragraph referencing the reconstruction of manholes:

5.	The work necessary to rotate the cone or reducing slab to align the manhole or inlet casting as detailed on the plans.  To align the access stairs, the Contractor will have the option of rotating the barrel sections or installing new steps.

6.	The work and materials necessary to salvage the frame and grate, to remove and dispose the reducing slab and adjusting rings, and to install a new cover slab (reducing slab without an access hole).

Add the following:  Those manholes which by design must fall within the paved roadway surface shall be aligned such that the casting will not be in the wheel tracks of any driving lane, or the flow line of the gutter pan.

When new pipe is installed in an existing manhole, a hole shall be cleanly cut by approved means at the invert elevation given on the plans and 2-inches larger than the outside diameter of the new pipe.  The joint shall then be grouted with non-shrinking cement mortar.

All curb inlet structures shall have a 3-inch formed hole approximately 2-feet below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation.  The Contractor shall be responsible for keeping the openings functional, which may require temporary dikes, RMC extensions, etc, as necessary.  These holes shall be filled with grout upon final paving.

Standard drainage structure steps shall be cast during structure pour or installed before concrete hardens.

604-4.01   Method of Measurement.  Add the following:  Frames, grates and lids will not be measured for payment.

604-5.01  Basis of Payment.  Add the following:  Frames, grates and lids are subsidiary to the drainage structure.

Delete pay item no. 604(1), Storm Sewer Manhole and Add the following new Pay Items:

Pay Item No.        Pay Item							Pay Unit

604(1)      Storm Drain Manhole    Each

604(8)            Cleanout         Each

SECTION 605

UNDERDRAINS

Special Provisions

605-1.01  Description.  Add the following:  This work shall also include furnishing and installing fin drain and fin drain cleanouts.

605-2.01  Materials.  Add the following:  Fin drain shall consist of (a) 6-inch perforated corrugated polyethylene pipe meeting the specifications of AASHTO M-252 and (b) a 6-foot high vertical member manufactured from synthetic, nonbiodegradable material that is unaffected by placement in the soil.  The fin drain pipe and vertical member shall be equal in length.  The vertical member of the fin drain may be made in any pattern and shall be capable of vertically transmitting water at a rate of 0.5 gpm per lineal foot under a pressure of 1500 psf.  Fin drain pipe that is slotted longitudinally to allow for the connection with the vertical member shall not be acceptable.

Cleanout pipe shall be nonperforated corrugated polyethylene pipe meeting the specifications of AASHTO M-252.  Cleanout box and lid shall meet the requirements of Section 604, Manholes, Inlets, and Catch Basins.

605-3.04  Fin Drain Installation.  Fin drain pipe shall be installed as specified in Subsection 605-3.01, Pipe Installation.

The vertical member of the fin drain and the perforated pipe shall be totally enclosed in drainage geotextile and positioned as shown in the plans.  The geotextile shall be joined as described in Section 631, Geotextile for Subsurface Drainage and Riprap Liner.  The vertical member shall be placed directly adjacent to the exposed face of the excavation.  The fin drain trench shall be backfilled with Borrow, meeting the requirements of Subsection 703-2.07, for selected material, Type A.  This material shall be placed and compacted as specified in Section 204, Structure Excavation for Conduits and Minor Structures, without damaging the fin drain.

605-4.01  Method of Measurement.  Add the following:  Fin drains will be measured by the linear foot of pipe.  Cleanout structures for fin drains and underdrains will be measured under Section 604, Manholes and Inlets.  Cleanout piping shall be measured by the linear foot of pipe as appropriate to either fin drain or underdrain and the measurement will include all manufactured bends.  Drainage geotextile and excavation shall not be measured for payment, but shall be subsidiary to the fin drain pay item.

605-5.01  Basis of Payment.  Add the following:  All backfill material shall be paid under their respective bid items:

Add the following pay item:

Pay Item No.             Pay Item            Pay Unit

605(7-_)           _-inch Fin Drain      Linear Foot

SECTION 606

GUARDRAIL

Special Provisions

606-1.01   Description.  Add the following:  This work will include construction of full concrete barrier.

606-2.01   Materials.  Add the following:  Full concrete barrier shall conform to the requirements of Standard Drawing G-45.

606-3.06   Full Concrete Barrier.  Add the following Subsection:  Concrete barrier shall be constructed under the general requirements of Section 501, Structural Concrete.

606-4.01  Method of Measurement.  Add the following:  Full concrete barrier will be measured by the linear foot.

606-5.01  Basis of Payment.  Add the following new Pay Item:

Pay Item No.				Pay Item				Pay Unit

606(15)      Full Concrete Barrier							   Linear Foot

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01  Description.  Add the following: This work shall include construction of Type III Barricades in reasonable conformance with the Plan details, and Section 615.

615-2.01  Materials.  Add the following:  For aluminum signs, Table 615-1 provides the maximum unframed sign panel dimensions for each sign blank thickness.  No sign blank shall be less than 0.080-inches thick.  Any signs in excess of the dimensions shown in Table 615-1, shall be framed as indicated for heavy sign structures on Standard Drawing S-00.

Table 615-1

Maximum Unframed Aluminum

Sign Panel Dimensions

Sign Shapes       Thickness       Width      Height____

Squares             0.080"         36"         36"

Shields             0.100"         42"         42"

Rte. Markers        0.125"         48"         54"

_______________________________________________________

Rectangles          0.080"         36"         96"

0.100"         42"         84"

0.125"         48"         66"

_______________________________________________________

Diamonds            0.080"         30"         30"

0.100"         36"         36"

0.125"         48"         48"

Sign Shapes       Thickness       Width      Height

Triangles           0.080"         42"         --

0.100"         54"         --

0.125"         60"         --

_______________________________________________________

Round               0.080"         42"         --

Octagons            0.100"         54"         --

0.125"         60"         --

_______________________________________________________

615-4.01  Method of Measurement.  Add the following:  Type III Barricades  will be measured per each complete and accepted in place.

615-5.01  Basis of Payment.  Add the following

New Pay Item:

Pay Item No.				Pay Item				Pay Unit

615(8)			Type III Barricade					  Each

SECTION 616

CULVERT THAW PIPE

AND THAW WIRES

Special Provisions

616-1.01  Description.  Add the following: Load centers for thaw wire will be paid under Section 661, Electrical Load Centers.

616-2.01  Thaw Wire.  Under Item 2, Heat Cable: Add the following:

a.	Hot Lead.  Delete in its entirety and substitute the following:  Thaw wire hot lead shall be 5-watts/foot at 240 VAC self-regulating heat tape with parallel #16-AWG copper wires surrounded by a tinned copper shield and a polyolefin outer abrasion jacket.  The maximum length of hot lead shall not exceed 500-feet.

b.	Cold Lead.  Delete in its entirety and substitute the following:  Thaw wire cold lead shall be three (3) stranded copper conductors of minimum gauge #8 AWG with UL Type XHHW insulation and neoprene or chloride jacket.

616-2.03  Materials.  Add the following Subsection:  All thaw wire shall be wired to the meter base, and wiring of the  load centers and thaw wires shall be in accordance with Subsection 660-2.09(A), Wiring.

Prior to completion of the work, the Contractor shall perform the following tests in the presence of the Engineer for each circuit: ground, continuity, and operational use.

616-3.02  Thaw Wire Construction Requirements.  Delete the last paragraph and add the following:  The length of hot and cold lead required for each circuit will be confirmed in the field by the Engineer.

Circuits designated for permanent installation shall be placed in rigid metal conduit between the load center and the culvert or manhole.  Thaw wire that is to be placed in open ditches or close-by culverts shall be coiled and hung in the storage cabinet.

616-4.01  Method of Measurement.  Delete the last two paragraphs, and add the following:  Furnishing thaw wire will be measured by the linear foot, for hot and cold leads from the load center to the end of the run, and shall include conduit and junction boxes as required.  Load centers, to include pole, meter base, breaker box, storage cabinet (when required), junction box, risers, main and branch breakers, power connects (if applicable), and any other accessories, will be measured and paid under Section 661, Electrical Load Centers.

SECTION 618

SEEDING

Special Provisions

618-3.01  Soil Preparation.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is on wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not traverse the wetlands.  The performance of this work is incidental to seeding and will not be paid for directly.

618-3.03  Application.  Add the following:  Seeds, mulch and fertilizer shall be applied at the rate given below.  If the hydraulic method for seed application is used, it shall be made in one application.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  All fertilizer shall be applied by the hydraulic method.

Application

Item              Ingredients           Rate Lbs/MSF

Rural Seed     Bering Hairgrass (Norcoast)    0.60 lb.

Mix          Red Fescue (Arctared)          0.30 lb.

Annual Ryegrass                0.10 lb.

Mulch          Cellulose Wood Fiber           35.0 lbs.

Fertilizer     20-20-10                       12.0 lbs.

The Contractor shall not remove the tags from the seed bags.

618-5.01  Basis of Payment.  Add the following:  Fertilizer and mulch as described above, shall be included in the unit price paid for Item 618(2), Seeding.

SECTION 626

SANITARY SEWER SYSTEMS

Special Provisions

626-1.01  Description.  Add the following:  For purposes of these Special Provisions "AWWU" shall mean the Anchorage Water and Wastewater Utility, Sewer Construction Section at (907) 564-2785.  This work shall include the installation and testing of sanitary sewer systems for acceptance by AWWU.  The Contractor shall also provide as-builts in accordance with the conditions prescribed herein.

626-3.01  Construction Requirements.  Add the following:  AWWU through the Engineer reserves the right to suspend the sanitary sewer installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections.  Suspensions of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

If construction or excavation require the removal of any existing privately owned facilities on the provided sewer easements, the Contractor shall be responsible for coordinating with the owner and for reestablishing lawns, driveways, parking lots, etc., at unit bid prices.  Any restorative work will be completed as soon as practicable after the installation, but in no case shall the period of time exceed 2 weeks.

While the plans indicate the top of manhole elevations, the Contractor shall field verify the exact elevations.  Rotating and adjusting manholes to the required location and grade shall be incidental to the cost of installing manholes.

Each precast concrete barrel section, precast concrete eccentric cone section, concrete adjusting ring, and manhole frame set, installed, reconstructed or relocated shall be sealed by use of a premolded plastic gasket pipe joint sealer manufactured in accordance with Federal Specifications SS-S-210A or AASHTO M-198.  Use and installation of premolded plastic gaskets for manhole construction shall be strictly in accordance with the manufacturers printed instructions.  Gaskets shall be trimmed on the inside of the manhole to prevent the excess gasket material from entering the sanitary sewer lines.

Sanitary Sewer Conduit.  The outside of all ductile iron and cast iron pipe and fittings shall be covered with one (1) layer of 8-mil polyethylene encasement "baggies" conforming to ANSI A-21.5.  The "baggies" shall be used on all ductile and cast iron pipe and fittings.  The polyethylene casing shall be installed using the following methods:

1.	Cut polyethylene tube to a length approximately 2-feet longer than the length of the pipe section.  Slip the tube around the pipe, centering it to provide a 1-foot overlap on each adjacent pipe section and bunch it accordion-fashion lengthwise until it clears the pipe.

2.	Lower the pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at the joints to facilitate installation of the polyethylene tube.

3.	After assembling the pipe joint and visual inspection, make the overlap of the polyethylene  tube.  Pull the bunched polyethylene from the preceding length of pipe, slip it over the end of the new length of pipe, and secure in place.  Then slip the end of the polyethylene from the new pipe section over the end of the first wrap until it overlaps the joint at the end of the preceding length of pipe.  Secure the overlap in place.  Take up the slack width to make a snug fit along the barrel of the pipe, securing the fold at quarter points.

4.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

All existing manhole frames, covers, dustpans, adjusting rings, cone sections and reducing slabs removed but not reinstalled under these Special Provisions and declared "salvageable materials" by AWWU shall be delivered in good condition by the Contractor to the Anchorage Water and Wastewater Utility's Storage Yard at 3000 Arctic Boulevard, and stockpiled as per the Utility Maintenance Superintendents instructions.  The Contractor shall coordinate with the Superintendent at (907) 786-5557, at least 24 hours prior to delivery.  The materials not reinstalled and not declared salvageable materials shall become the property of the Contractor.

Remove or Abandoned-in-Place Sanitary Sewer Conduit.  Any existing sanitary sewer pipes, or appurtenances designated on the plans or directed by the Engineer to be abandoned-in-place shall be accomplished as an incidental item of construction.  Whenever or wherever an existing sanitary sewer pipe is abandoned-in-place, the Contractor shall empty the pipe of all waste, fill the pipe with sand and plug the ends.  Reinforced concrete cylinder pipe or asbestos concrete pipe may be either crushed or removed.  In the event of cracked or crushed lines, the Contractor shall excavate to the next joint of pipe and install a plug.  Existing sanitary sewer conduit and all other contaminated material to be removed shall be disposed of at the Municipality of Anchorage Sanitary Land Fill at the Hiland Drive Interchange.  There will be no separate payment for disposal of the contaminated material at the land fill.

Concrete Thrust Blocks.  Either poured-in-place or precast thrust blocks are acceptable (sewer force main pipe) if the minimum base area is sufficient as shown on the drawings.  Concrete for the thrust blocks shall be Class A.  If the contractor elects to use poured-in-place thrust blocks, all pipe and fittings exposed to concrete shall be double wrapped with 4-mil Visqueen or equal, prior to placement of the concrete.  Poured-in-place thrust blocks shall be cured a minimum of 7 days prior to the application of any hydrostatic loads.

Connections to Existing Manholes.  Connection to existing manholes shall be tight, and have smooth flow surfaces and curves.  The invert shall be brought into the existing manhole at the elevation shown on the plans.  An expanding type grout shall be used in connecting the sewer pipe to the existing manhole.  The downstream pipe in manholes shall be screened to prevent mortar or other debris from entering the system.

Where a connection is made, the existing channel shall be broken out if necessary to form a smooth new channel in accordance with the construction requirements of Section 604, Manholes and  Inlets.  Connections to existing sanitary sewer manholes will be allowed only after all portions of the Contractors work tributary to the connection point has been cleaned, flushed, tested and inspected.  Under certain conditions, connections prior to the completion of the system may be permitted subject to the Engineers written approval and the provision of suitable and adequate debris and sand traps and sumps upstream from the connection.

Verification of Existing Utilities.  At a sufficient distance prior to encountering a known obstacle or tying into an existing pipe, the Contractor shall expose and verify the exact location of the obstacle or pipe so proper alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled.

The cost incurred for removal and realignment of backfilled pipe sections due to improper verification methods shall be borne by the Contractor.

626-3.02  Testing.  Delete in its entirety and substitute the following:  The Contractor shall clean and flush all sanitary sewer lines installed prior to testing and final inspection.  He shall notify the Engineer 48 hours in advance (two working days) prior to any test.  The Engineer and AWWU shall be present during all tests.  Two (2) hours notice in advance of the scheduled time shall be given to the Engineer if the test is to be postponed or cancelled.

Hydrostatic Testing.  A hydrostatic test shall be conducted on all newly-constructed sanitary sewer force main conduit, after flushing, in the presence of the Engineer and AWWU in accordance with the requirements of AWWA C-600. The contractor, at his option, may either use a pressure test or a leakage test.

The Contractor shall furnish all assistance, equipment, labor, materials and supplies (except the test pressure gauge) necessary to complete the test to the satisfaction of the Engineer and AWWU.

Prior to testing, all air shall be expelled from the conduit.  If permanent air vents are not located at all high points, the Contractor shall install corporation cocks at such points so air can be expelled as the conduit is slowly filled with water.

Where any section is provided with poured concrete thrust blocks for fittings, the hydrostatic test shall not be made until at least seven (7) days after installation of the thrust blocks unless otherwise approved by the Engineer.

All hydrostatic testing will be performed through test copper.  Use of fire hydrants and service connections for testing will not be allowed.

Hydrostatic pressure shall be a minimum of 150 psi and the duration of each hydrostatic pressure test shall be thirty (30) minutes.  After the required test pressure has been reached, pumping will be terminated.  If the pressure remains constant for thirty (30) minutes without the aid of a pump, that section of the conduit will not be subjected to any further hydrostatic tests.

If a hydrostatic pressure test fails on any section, the Contractor has the option to perform a leakage test on that section.  AWWU will furnish the test gauge and measuring device; the Contractor shall furnish all other necessary assistance, equipment, labor, materials and supplies to conduct the test.

Leakage for a newly-installed conduit is determined by the following formula:

L= ND(P).05

--------

7400     where:  L= Allowable leakage in

gallons per hour

N= Summation of mechanical

and push-on joints in

length of pipe tested

D= Diameter of conduit in

inches

P= Test pressure in pounds

per square inch

The duration of each leakage test shall be two (2) hours and during the test, the conduit shall be subjected to the constant test pressure.  The test pump will be valved to ensure that constant test pressure is maintained throughout the test and all excess water will be returned to a storage tank.  If the pressure decreases below the required test pressure during the two (2) hour period, the preceding portion of that test shall be declared void.

Cracked or defective conduit, gaskets, mechanical joints, or fittings discovered as a consequence of the hydrostatic tests shall be removed and replaced with sound material at the Contractor's expense.  The test shall then be repeated until the results are satisfactory.

In the instance where connection is made to a presently installed sewer conduit the Contractor shall suitable seal off the outlet leading to the presently installed conduit prior to making the field tests.

All gravity sanitary sewer pipe installed shall be subject to either an infiltration test or an exfiltration test.  In those areas where, in the opinion of AWWU, the water table is high enough to subject the pipe to a satisfactory infiltration test, it is not anticipated that an exfiltration test shall be required.  In checking leakage, there will be no allowance made for external hydrostatic head.  Where in the opinion of AWWU the water table is not high enough to provide a satisfactory infiltration test, an exfiltration test shall be required.

The type of test, either infiltration or exfiltration, shall be determined by AWWU.  The Contractor shall have the option of choosing only one method (air or water) of testing for each section tested.  All testing shall be considered a subsidiary obligation under this Contract and extra payment will not be allowed for this portion of work.

All wyes, tees, or ends of side sewer stubs and service connections shall be plugged or capped, and the plug or cap shall be securely fastened to withstand the internal test pressures.  Such plugs or caps shall be readily removable and their removal shall provide a socket suitable for extending the lateral connection.

The lengths of service connections shall be included in the computations to determine allowable leakage for the test section.

Infiltration Test.  Infiltration testing may be allowed at AWWU's option when the natural ground water table is 6-feet above the crown of the higher end of the test section.  The maximum allowable limit for infiltration shall not exceed the rate of 50 gallons per inch diameter per mile per 24 hours.

The Contractor shall furnish all tools, equipment, and labor necessary to complete the tests and shall verify from his own observations, or preliminary tests, that each line conforms with this specification before requesting AWWU to observe and record the actual leakage.

The Engineer may require the Contractor to repair obvious leaks even though the total length of the test section falls within the maximum allowable leakage of the test used.

Exfiltration Test (Using Water).  On completion of a section of sanitary sewer between manholes, or otherwise the ends of all pipe will be plugged, including service connections, and the pipe subjected to hydrostatic pressure.  Generally all testing is to be conducted after backfilling, prior to resurfacing, and after service connections are made.

A minimum head of 6-feet of water above the crown at the upper end of the test section shall be maintained for a period of 4 hours, during which time it will be presumed that full absorption of the pipe body has taken place and thereafter for a further period of 1 hour for the actual test of leakage.  During this 1 hour period the measured loss shall not exceed the rate of 50 gallons per inch diameter per mile per 24 hours.

Infiltration or exfiltration in greater amounts than the above listed leakage rates will be cause for rejection of the sanitary sewer and all repairs necessary to meet these requirements and retesting shall be at the expense of the Contractor.  The maximum length of the sanitary sewer for the above allowable leakage test shall be 1000-feet.  If it is apparent that the leakage test results between any two manholes is not satisfactory, then AWWU may require subsequent tests to establish the more exact location of the leakage areas.  Any section of sanitary sewer that does not meet the above requirements shall be rejected and the Contractor, at his own expense, shall make the necessary repairs to assure compliance.

Exfiltration Test (Using Air).  The Contractor shall furnish all facilities and personnel for conducting the test under the observation of AWWU.  The equipment and personnel shall be subject to their approval.  The Contractor may desire to make an air test prior to backfilling for his own purpose.  However, the acceptance air test shall be made after backfilling has been completed, and compacted.

Immediately following the pipe cleaning, the pipe installation shall be tested with low pressure air.  Air shall be slowly supplied to the plugged pipe installation until the internal air pressure reaches 4.0 pounds per square inch greater than the average back pressure of any ground water that may submerge the conduit.  At least 2 minutes shall be allowed for temperature stabilization before proceeding further.

The pipeline shall be considered acceptable when tested at an average pressure of 4.0 psi greater than the average back pressure of any ground water that may submerge the pipe, if:

The total rate of air loss from any section tested in its entirety between manholes or between manhole and cleanout structures does not exceed 2.0 cubic feet per minute, or the following table may be used as a guideline for a satisfactory test by air for pipe sizes shown:

Pipe Diameter              Allowable Pressure Drop

in Ten (10) Minutes

8-inches                         2.7 psi

10-inches                         2.1 psi

12-inches                         1.8 psi

16-inches                         1.4 psi

18-inches                         1.2 psi

24-inches                         0.9 psi

48-inches                         0.5 psi

Pressure gauges shall be incremented in not more than 1/2 pound increments for accurate tests.

If the pipe installation fails to meet test requirements, the Contractor shall determine at his own expense the source of leakage, and he shall repair (if the extent and type of repairs proposed by the Contractor are acceptable) or replace all defective materials or workmanship. The completed pipe installation shall meet the requirements of this test or the alternative water exfiltration test before considered acceptable.

Safety braces shall be required to hold plugs in place and to prevent the sudden release of the compressed air.  Due to the large forces exerted by an escaping plug during the testing of the pipe, workmen shall not be allowed in the manholes in which plugs have been placed while tests are being conducted.  The Contractors testing equipment shall be arranged in such a manner that a  pressure relief device will prohibit the pressure in the pipeline from exceeding 10 psi.

Check of Line and Grade.  After backfilling and cleaning, but before final acceptance, all sanitary sewer mains excluding service connections, may be checked for line and grade by closed circuit television.  A full circle of light must be seen and no pipe misplaced in line or grade.  Any excess deviation shall be corrected by the Contractor at his own expense prior to final acceptance of the pipe line.

The Contractor shall, upon completion of all work involved, notify the Engineer in writing of completion and request a semi-final inspection of the project.  This inspection will be performed in the presence of the Engineer, AWWU, and the Contractor.  Copies of a list of deficiencies, if any, indicated by the inspection will be furnished to the Contractor by the Engineer for remedial action.  When all corrective action has been completed, the Contractor shall notify the Engineer, and at that time an acceptance inspection will be performed.

The Contractor shall take precautions to allow no sewage to enter the new sewer conduit until it has been inspected, tested and accepted for operation and maintenance by AWWU.  Any deviations shall require written approval.  The new sewer line may be tested and inspected in incremental runs, manhole to manhole.

626-3.03  As-Builts of Plans and Working Drawings.  Add the following subsection:  A complete and accurately dimensioned record of all deviations, deletions, additions and alterations from and to the contract plans and specifications shall be maintained by the Contractor to indicate the work as it is actually installed.  This as-built information shall be recorded on a print of the plans affected, and on the applicable pages of the specifications with supplementary notes.  This record set of plans and specifications shall be kept by the Contractor showing record conditions of all conduit and appurtenances installed.  Conduit and appurtenances shall be referenced by stationing, showing design line and grade, and as-built line and grade.

When this sanitary sewer system is completed, the Contractor shall certify the accuracy of the construction survey notes and of each revision on the plans and in the specifications by written signature endorsement, and deliver them to the Engineer prior to final acceptance of the system by the owning Utility.

626-4.01  Method of Measurement.  Add the following: Sanitary sewer pipes abandoned-in-place shall not be measured for payment, however, pipes that are removed shall be measured and paid under Section 202, Removal of Structures and Obstructions.

626-5.01  Basis of Payment.  Add the following:  The unit bid prices will include all necessary excavation to plan grade, and backfill with native materials outside the normal lines of the roadway structural section.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(1), Common Excavation.  Backfill to replace unsuitable material will be paid under Item 203(6-A), Borrow, Type A.

No separate payment for providing pumping of effluent during construction will be made but will be considered incidental to the sewer improvement.

Payment for sewer manholes will be made under Item 604(2), Sanitary Sewer Manhole, Type A.

Add the following pay item:

Pay Item No.          Pay Item               Pay Unit

626(9)       Sanitary Sewer As-Builts       Lump Sum

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01  Description.  Add the following:  For purposes of these Special Provisions, "AWWU" shall mean the Anchorage Water and Wastewater Utility, Water Construction Section, at (907) 564-2767.  The Contractor shall provide as-builts in accordance with the conditions prescribed herein.

627-3.01  General Construction Requirements.  Add the following before the first paragraph:

The Contractor shall submit to the Engineer a detailed plan for the removal/abandonment of existing water systems that are to be removed or abandoned for review prior to commencement of work.  The plan shall be of sufficient detail to clearly indicate the proposed work sequence, schedules, and disruption of water service.

Add the following:  Removal of Existing Pipe.  With the approval of the Engineer, in those areas that the presence of existing pipe does not cause any conflict with new or existing utilities or facilities the pipe may be abandoned-in-place.  Pipe abandoned-in-place shall be filled with a sand or cement slurry and the ends plugged or shall be crushed and backfilled as directed by the Engineer.

Rights In and Use of Materials Found on the Work Site.  All existing water valves, tees, bends, fire hydrant assemblies and ductile iron pipe removed but not reinstalled, and declared "salvageable materials" by AWWU shall be delivered in good condition by the Contractor to the Anchorage Water and Wastewater Utility's Storage Yard at 3000 Arctic Boulevard, and stockpiled per the Utility Maintenance Superintendents instructions.  The Contractor shall coordinate with the Superintendent at (907) 786-5557 at least 24 hours

prior to delivery.  The materials not reinstalled, and not declared salvageable materials shall become the property of the Contractor.

Final Acceptance.  The Contractor shall, upon completion of all work involved, notify the Engineer in writing of completion and request a pre-final inspection of the project. This inspection will be performed in the presence of the Engineer, AWWU, and the Contractor. Copies of a list of deficiencies, if any, indicated by this inspection will be furnished to the Contractor for remedial action.  When all corrective action has been completed, the Contractor shall notify the Engineer, and an acceptance inspection will be performed.

627-3.08  As-Builts of Plans and Working Drawings.  Add the following subsection:  A complete and accurately dimensioned record of all deviations, deletions, additions and alterations from and to the contract plans and specifications shall be maintained by the Contractor to indicate the work as actually performed.  This as-built information shall be recorded on a print of the plans affected and on the applicable pages of the specifications with supplementary notes.  This record set of plans and specifications shall be kept by the Contractor showing record conditions of all conduit and appurtenances.  Conduit and appurtenances shall be referenced by stationing, showing design line and grade, and as-built line and grade.

627-5.01  Basis of Payment.  Add the following Pay Items:

Pay Item No.           Pay Item            Pay Unit

627(16)        Water Line As-Built       Lump Sum

627(18)        Disconnect Service Line     Each

627(19)        Disconnect Water Main       Each

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  Method of Measurement.  Add the following:  Payment for stockpiled materials will not be credited towards the original contract amount earned when making partial payment for mobilization.

SECTION 641

TEMPORARY EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01 Description.  Add the following: Silt fence shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of Subsection 107-1.11, Protection and Restoration of Property and Landscape.  Additional silt fencing may be required at any upland site as directed by the Engineer.

641-1.03 Materials.  Add the following subsection:  The silt fence filtration material shall meet the following minimum requirements:

Equivalent Opening Size (EOS)

U.S. Standard Sieve					   COE CW02215		   30-100

Mullen Burst Strength					   ASTM 	D-3786	   200 psi

The silt fence support framework shall be finished 4 x 4-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, or other posts capable of supporting the installation, as approved by the Engineer.

641-2.01  Construction Requirements.  Add the following:  The Contractor shall be responsible for the containment, cleanup, and disposal of all construction-related discharges of petroleum fuels, oil, and/or other hazardous substances to the land and water.  The temporary erosion and pollution control plan shall address the measures the Contractor shall implement in the containment, cleanup, and disposal of such substances as well as the methods to be utilized for disposing of waste oil or other hazardous substances generated by construction equipment or activities.  The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.  The plan shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

The silt fence shall be installed at locations and as detailed on the plans immediately prior to any work that might cause contamination.  Supplemental fencing may be required depending upon conditions and weather encountered.  The fabric fence shall be hung on a temporary framework imbedded into the ground a sufficient depth to support the system.  The bottom of the fence shall be anchored with sandbags filled with clean coarse gravel.  Top of silt fence will be a minimum of one foot above Ordinary High Water where fence is installed in a waterbody.  Upon completion of work in the waterbody, the area behind the fence shall be allowed to settle the suspended material for a minimum of two (2) days before the silt fence is removed.  Top of silt fence will be a minimum of one foot above ground surface where fence is installed in wetlands.  The fences shall be slowly rolled and disposed of off the project upon completion of construction of each site.

641-2.02  Best Management Practices.  Add the following subsection:  Erosion and sediment control measures are more easily accomplished if construction operations are properly scheduled.  Operation should be planned, when possible, for that time of year when potential for erosion is low.  Work on pier footings or drainage structures in streams, and grading operations that encroach or border streams, should be performed during low-flow periods.

There are a number of factors to consider and operations to schedule in the development of an acceptable Work and Erosion Control Plan.  These include, but are not necessarily limited to the following:

1.	Clearing by cutting, slashing and disposing of the trees and other debris.

2.	Installation of temporary erosion and sediment control measures on the downhill side of the construction work area before building the embankment or excavating a slope.

3.	Construction of temporary drainage ditches to convey off-site drainage through the work area and diversion of the flow before excavating for the permanent drainage structure.

4.	Installation of all erosion and sediment control measures at the toe of embankment and excavation operations.  Silt fences are a structural method for providing temporary erosion and sediment control.  A silt fence is a vertical barrier composed of wood or metal fence posts on which a filter fabric is attached.  They are used to trap sediment before it leaves the construction area.  It detains construction runoff, allowing sedimentation while also filtering the water.  Silt fences are used along the toe of fills, on the downhill side of large, through-cut areas, along streams, and at natural drainage areas to reduce the quantity of sediment and flow velocities to downstream areas.

5.	Construction of the embankment in horizontal lifts, providing protection from erosion by temporarily or permanently mulching and seeding the slopes in vertical increments, preferably of no more than 10-feet.  Keep the top of the work area shaped and compacted so that surface water will run off without causing serious erosion should a storm occur.  At the end of each day's work or before a storm, berms and temporary downdrains must be constructed to control the release of on-site drainage.

6.	Excavation operations should be performed in the same manner as the embankment operation with the exception of slope drains and compaction.  This operation will release on-site drainage at a point where appropriate control measures have been installed.  The excavated slope must be finished as it is constructed and incrementally protected and seeded.

7.	Shape and compact the surface of the embankment or cut when the area reaches subgrade elevation.  Control surface runoff by berms and ditches and release through temporary pipes or ditches.  Detain sediment-laden runoff and trap sediment before releasing runoff from the construction area.

8.	Inspection and maintenance of each erosion and sediment control measure should be performed after each significant storm.  Silt fences should be inspected periodically for damage, such as tearing by wind, animals or equipment, and for the amount of sediment which has accumulated.  Removal of the sediment is generally necessary when it reaches half the height of the silt fence.  In situations where access is available, machinery can be used; otherwise it must be removed manually.  The key elements to remember are:

a.	The sediment deposits should be removed when heavy rain or high water is anticipated.

b.	The sediment removed should be placed in an area where there is little danger of erosion.

The silt fence should not be removed until adequate vegetative growth insures no further erosion of the slopes.  Generally, the fabric is cut at ground level, the wire and posts removed, and the sediment spread, seeded, and protected (mulched) immediately.  (12/29/87)

641-3.01  Method of Measurement.  Add the following:  Silt fence will be measured by the linear foot along the top of the fence.  A change order will not be required to initiate work for silt fences.

641-4.01  Basis of Payment.  Add the following:  Payment for item 641(2), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, and remove the silt fence in accordance with these specifications.

Payment will be made under:

Pay Item No.           Pay Item           Pay Unit

641(2)              Silt Fence         Linear Foot

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements," dated June, 1987.  A copy of this document is attached to these Specifications in Appendix B.

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  Traffic Control Plan.  Add the following to the third paragraph:  All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Safety Supervisor.

643-2.01  Materials.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8-feet.

643-3.03  Public Notice.  Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  All advertisements shall be published in the first section of the Anchorage Daily News, Anchorage Times, Eagle River Star, Frontiersman and the Valley Sun newspapers.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

643-3.04  Traffic Control Devices.  Add the following:  9.  Construction Equipment.  The Contractor shall address in an approved Traffic Control Plan any measures necessary to safely incorporate the travelling public with construction equipment not meeting the stipulations contained in Subsection 105-1.12, Load Restrictions.  (7/11/88)

643-3.08  Construction Sequencing.  Delete this subsection in its entirety and substitute the following:  This subsection describes the restrictions to traffic allowed on each roadway within the project.

A two lane roadway must be provided at all times for Eagle River Loop Road and Hiland Road.

No restriction to traffic will be allowed for Eagle River Loop Road and Hiland Road during peak traffic periods as described below:

Monday through Friday from 6:00 AM to 8:00 AM and 4:00 PM to 6:30 PM.

A portable concrete barrier will be required if an excavation or fill area, as described in subsection 643-3.04(1), exists within 12 feet from the edge of a travelled way.

643-4.01  Method of Measurement.  Delete the second sentence of the first paragraph under Item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items, installed, accepted and maintained in place during the life of this contract.  Permanent Construction Signing will not be measured for payment, but shall include all permanent construction signs, as detailed on the plans, that are installed, accepted and maintained during the life of this contract.

Delete the last sentence of the first paragraph under Item 3. and replace with the following:  The quantities to be paid for shall be the number of hours or days that the setups, installed, accepted and maintained in place during the life of this contract.

643-5.01  Basis of Payment.  Add the following pay item:

Pay Item No.           Pay Item           Pay Unit

643(24)       Permanent Construction    Lump Sum

Signing

SECTION 644

SERVICES TO BE FURNISHED

BY THE CONTRACTOR

Special Provisions

644-2.01  Field Office.  Revise this subsection to read:  The project office shall have a minimum 1,000 square feet of floor area, 100 square feet of window area, a thermostatically controlled interior heating system, and attached indoor plumbing.  There shall be adequate parking for a minimum of 16 vehicles.  The office shall be located within one (1) mile of the project and be made available for occupancy within 10 days of the receipt of Notice-to-Proceed through final acceptance.

644-2.02  Field Laboratory.  Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Modify the second paragraph to include the following:  The lab slab shall be 8 x 10-feet, and installed within an enclosed structure with an exhaust fan.

644-2.08  Water Sampling.  Add the following subsection:  Prior to initiating work around Eagle River, the Contractor will be required to retain an independent test laboratory to obtain water samples at the locations directed by the Engineer.  These samples shall be tested for color, turbidity and suspended solids, in accordance with the Department of Environmental Conservation standards, and the results shall be transmitted directly to the Engineer.

During construction samples shall be taken both above and below the site, and tested at intervals as directed by the Engineer (ie: hourly, daily or weekly) depending on the adjacent operation.  After completion of the work final samples shall be obtained and tested.

644-3.01  Method of Measurement.  Add the following:  Water sampling shall be reimbursed based on invoices for the authorized tests.

644-4.01  Basis of Payment.  Add the following:  Payment for water sampling will be made on the invoices for authorized samples plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to obtain samples and have tests performed.  A change order will not be required to initiate water sampling.

Payment will be made under:

Pay Item No.        Pay Item             Pay Unit

644(7)         Water Sampling       Contingent Sum

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  Description.  This Training Special Provision is in implementation of 23 US Code 140(a).

As part of the Contractor's equal employment opportunity affirmative action program, the Contractor shall provide on-the-job training aimed at developing full journeymen in the type of trade or job classification involved.  The number of trainees to be trained under this contract is three (3).

645-2.01  Objective.  Training and upgrading of minorities and women toward journeyman status is a primary objective of this program.  Accordingly, the Contractor shall make every effort to enroll minority trainees and women to the extent that such persons are available within a reasonable area of recruitment and will be responsible for documenting such efforts in order to demonstrate compliance with this Training Special Provision.  This training commitment is not intended, and shall not be used, to discriminate against any applicant for training, whether a member of a minority group or not.

645-3.01  General.  The Contractor shall determine the distribution of the required number of trainees among the various work classifications based on his needs and the availability of journeymen within a reasonable area of recruitment.

It is the intention of these provisions that training is to be provided in the construction crafts rather than clerk-typists and secretarial-type positions.  Training is permissible in lower level management positions such as office engineers, estimators, timekeepers, etc., where the training is oriented toward construction applications.  Training in the laborer classification may be permitted provided that significant and meaningful training is provided and approved.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Reimbursement for offsite training indicated above may only be made to the Contractor where he does one or more of the following and the trainees are concurrently employed on a Federal-aid project; contributes to the cost of the training, provides the instruction to the trainee or pays the trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship of training.

Prior to award of the contract, the Contractor shall submit his training proposal for approval, indicating the number of trainees to be trained in each selected classification and the training program to be used.  Furthermore, the Contractor shall specify the starting time for training in each of the classifications.  To this end, completed certification forms, appropriate to the classifications selected, shall be submitted for each trainee.

1.	Trainees in apprenticeship programs currently approved by the U.S. Department of Labor shall be entered on Form 25A311 "Contractor's FHWA Apprenticeship Certification."

2.	Trainees not in approved apprenticeship programs, including laborers and teamsters, shall be entered on Form 25A310 "Contractor's FHWA OJT Certification."  These trainees shall receive at least 500 hours training on the project.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor and approved by the Department.  The Department shall approve any program which will reasonably qualify the trainee for journeyman status in his classification by the end of the overall training program, and which conforms to the Contractor's equal employment opportunity obligations.  Existing approved programs shall be considered acceptable except in those cases where the Department has determined that the program is not being administered in a matter consistent with the equal employment obligations stipulated in Federal-Aid provisions.

It is normally expected that a trainee will begin his training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist in his work classification or until he has completed his training program.  It is not required that all trainees be on board for the entire length of the contract.  A Contractor will have fulfilled his responsibilities under this Training Special Provision if he has provided acceptable training to the number of trainees specified.

If, in the judgement of the Contractor, a trainee becomes proficient enough to qualify as a journeyman before the end of the prescribed training period, and the Contractor so employs such trainee, the individual training program will be considered completed.

The Contractor shall furnish each trainee a copy of the program he will follow during training on the project, and with a certification showing the type and length of training satisfactorily completed.  No employee shall be employed as a trainee in any classification in which he has successfully completed a training course leading to journeyman status, or in which he has been employed as a journeyman.

The Contractor shall advise all employees and applicants for employment of available training programs and entrance requirements for each.

The Contractor shall periodically review the training and promotion potential of minority group and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each trainee.

645-3.02  Wages.  Trainees will be paid at least 60 percent of the appropriate minimum journeyman's rate specified in the contract for the first half of the training period, 75 percent for the third quarter of the training period, and 90 percent for the last quarter of the training period, unless apprentices or trainees in an approved existing program are enrolled as trainees on this project.  In that case, the appropriate rates approved by the U.S. Departments of Labor or Transportation in connection with the existing program shall apply to all trainees being trained for the same classification who are covered by this Training Special Provision.

645-3.03  Subcontracts.  In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the trainees are to be trained by the subcontractor.  Any such subcontracts shall include the appropriate training provisions and pay item.  However, primary responsibility for meeting the training requirements imposed remains with the Contractor.

645-4.01  Method of Measurement.  The Contractor will be credited for each approved trainee employed by him on the project and reimbursed on the basis of man-hours worked, as listed in the certified payrolls.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  Basis of Payment.  Payment will be made at the contract unit price for each accepted man-hour of training performed.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment may be made for training persons in excess of the number specified herein, when approved by the Engineer.

Payment will be made following completion of each approved training program.  No payment will be made to the Contractor if he fails to provide the required training or fails to hire the trainee as a journeyman upon completion of the program, and if such actions indicate a lack of good faith in meeting these requirements.  (8/1/88)

Payment will be made under:

Pay Item No.          Pay Item           Pay Unit

645(1)         Training Program       Man-Hour

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.01  Description.  Add the following:  This work shall include installation of Lighting Pole Foundations, conduit, junction boxes, anchor bolts and other hardware for future highway lighting on the Eagle River Bridge.

660-2.10  Bonding and Grounding.  Add the following after the first paragraph:  All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed.

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

661-1.02  Equipment List(s) and Drawings.  Add the following subsection:  The Contractor shall submit for review and approval, within 30 days following award of the contract, 8 collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following:

1.	For materials on the Approved Products List: a description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List: catalog cuts that include the manufacturer's name, type of product, size, model number, conformance specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

661-2.01 Materials.  Add the following:  Type 1 load center cabinets shall be constructed similar to the section and elevations shown in the plans, and conform to the following requirements.  Slight variation in the dimensions is allowable, except in the anchor bolt template.

A.	The cabinet shall be constructed of zinc-coated A60 finish sheet steel per ASTM A525 with no external screws, bolts, or nuts.  The components shall have the following minimum thickness as measured by the United States Standard Gauge: the exterior shell No. 12 gauge, the interior doors and panels No. 14 gauge, and the interior covers No. 16 gauge.

B.	The components shall be painted with a 2-part urethane paint undercoating inside and out.  The final finish shall be a 2-part urethane paint, standard white for removable panels and non-gloss silver-gray, Benjamin Moore GN-42, for the enclosure.

C.	The service entrance section shall be isolated from the main load section and distribution load section by non-removable metal barriers, and shall be equipped with landing lugs for termination of service conductors.

D.	The cabinet shall be provided with internal mounting brackets sized for 1/2" anchor bolts for use with a standard mounting base assembly.

E.	All doors shall be equipped with continuous stainless steel pin hinges, coin  latches, and hasp for padlock.  The meter section door shall have a clear polycarbonate resin window, 0.187" minimum thickness, with a minimum size of 10.0" x 10.0", which shall be sealed with silicone.

F.	Each completed load center assembly shall be provided with an exterior name plate, safety labels, interior identification labels, wiring diagram, and installation instructions.

G.	When two type 1 load centers are to be installed adjacent to one another, furnish one cabinet with the load distribution section located on the left side.

Type 2 and 3 load center cabinets shall be sized and wired to serve the combination  of highway lighting, traffic signal and thaw wire circuits shown in the plans.  Each cabinet shall be a single box, subdivided to form compartments as required, and constructed of formed and welded, code gauge steel, finished with gray baked enamel, electro-deposited on cleaned phosphatized steel and suitable for surface mounting.  A hinged lockable door with hasp shall be installed over each compartment.

The wiring configuration for each load center type shall be in accordance with the wiring diagram indicated on the load center detail sheet.  Circuit breaker ratings shall be as shown in the load center summary for each location.  	Dead panels shall be indelibly labeled with the circuit number and the direction of the circuit run from the load center.

When the load centers are ready to be energized, the Contractor shall request and coordinate an electrical inspection of the load centers from the local authority having jurisdiction, allowing at least 5 working days before the inspection is needed.  The Contractor shall be present during the inspection to assist in accessing the cabinets and to answer questions.  The Contractor shall correct the deficiencies noted in each load center.

Payment of any fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection shall be considered incidental to the 661 items.  (4/21/88)

661-3.01  Construction Requirements.  Delete the third paragraph in its entirety and substitute the following:  The Contractor shall install a rigid metal conduit at the location and depth as shown on the plans, threaded, capped and extended 12-inches from the face of the load center base.  The terminus shall be marked with a 2x4-inch stake.

SECTION 703

AGGREGATES

Standard Modifications

703-2.01 Fine Aggregate for Concrete.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0. (5/12/89)

703-2.02 Coarse Aggregate for Concrete.  In the first sentence, insert ", class B," after "AASHTO M80".  (5/12/89)

SECTION 707

METAL PIPE

Special Provisions

707-2.05  Water Conduit.  Delete in its entirety and add the following:

1.	Applicable Standards for Ductile Iron Pipe Conduit.  The most recent revision for the following standards for the American Society for Testing and Materials (ASTM), the American Association for State Highway and Transportation Officials (AASHTO), the American Standards Association (ASA), and the American Water Works Association (AWWA) are hereby made a part of these specifications:

ANSI/AWWA C-104/A21.4-85		Cement Mortar Lining for  Ductile Iron Pipe and Fittings for Water.

ANSI/AWWA C-105/A21.5-88		Polyethylene Encasement Ductile Iron Piping For Water and Other Liquids.

ANSI/AWWA C-110/A21.10-87	Ductile Iron and Gray Iron Fittings, 3-Inch Through 48-Inch, For Water And Other Liquids.

ANSI/AWWA C-111/A21.11-85	Rubber Gasket Joints for Ductile Iron and Gray Iron Pressure Pipe and Fittings.

ANSI/AWWA C-115/A21.15-88	Flanged Ductile Iron Pipe with Threaded Flanges.

ANSI/AWWA C-150/A21.50-81	Thickness Design of Ductile Iron Pipe.

ANSI/AWWA C-151/A21.51-81	Ductile Iron Pipe, Centrifugally Cast in Metal Molds Or Sand Lined Molds, For Water Or Other Liquids.

ANSI/AWWA C-600-87			Installation of Ductile Iron Water Mains And Their Appurtanances.

2.  Ductile Iron Pipe and Fittings.

a.	Pipe.  Ductile iron pipe shall conform to AWWA C-151, with cement mortar lining meeting the requirements of AWWA C-104.  Class 52 ductile iron pipe shall be used for sewer force main conduit between 3 and 16-inches in diameter unless otherwise indicated on the plans.  Class 50 ductile iron pipe shall be used for gravity sewer main conduit between 8 and 24-inches in diameter unless otherwise indicated on the drawings.

b.	Fittings.  All fittings for sewer pipe shall be a minimum 250 psi pressure rating, either lined or unlined, either cast iron or ductile iron, unless otherwise indicated on the plans.  They shall meet the requirements of AWWA C-110.

Rubber gasket joints for ductile iron pipe and fittings shall conform to AWWA C-111.

SECTION 708

PAINTS

Special Provisions

708-2.01  Paint for Steel Structures.  Delete in its entirety.

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.06  Frames, Grates, Covers and Ladder Rungs.  Add the following:  Ductile iron castings shall conform to the requirements of ASTM A536.

SECTION 716

STRUCTURAL STEEL

Special Provisions

716-2.02  General Requirements.  Add the following:  Square and rectangular structural steel tubing shall conform to the requirements of ASTM A-500, Grade B.

Galvanized pipe for handrail shall conform to the requirements of ASTM A-120 or A-53.

A633, Grade C or D, or A537, Class I steel, may be substituted for the A572 steel wherever specified.  A572 impact requirements shall apply.

2.  Structural Steel.  A36 material supplied shall be from silicon-killed, fine-grain practice.

10.  Charpy V-Notch Impact Requirements.  The specified Charpy values are based on a specimen size of 10 millimeters by 10 millimeters.  When plate thicknesses do not permit the preparation of full sized specimens, 10 millimeters by 7.5 millimeters specimens shall be used, in which case 75 percent of the tabulated values shall apply.

If the steel tested fails to meet the preceding requirements, the entire plate shall be rejected and shall not be used in the structure.

Table 716-1, Charpy V-Notch Impact Requirements, denotes the minimum impact value required for the average of three specimens.  The minimum impact value permitted on one specimen only in a set of three specimens shall be not less than 70% of the tabulated values.

Charpy valves shall be for Group 3.  The (P) frequency of testing shall be used.

Standard Modifications

716-2.03  High Tensile Strength Bolts.  Add the following:  All bolts, nuts, and washers are to be marked with a symbol identifying the manufacturer as required in ASTM A325 section 14, A490 sec. 15, A563 sec. 10.7 & 10.8, A194 sec. 14, and F436 sec. 14.  The supplier shall provide the symbol and address of each manufacturer for all the bolts, nuts and washers supplied to the project.

The supplier's certification shall provide a corresponding lot number appearing on the shipping package and the certification.  The supplier's certification should note when and where all testing was done, including the rotational-capacity tests indicated below, and include zinc thickness when galvanized bolts and nuts are used.

The maximum hardness for AASHTO M164(A325) bolts shall be 33Rc.  The maximum tensile strength shall be 150ksi for bolts 1" or less in diameter and 120ksi for larger bolts.

Nuts shall be Grade 2H or DH for black or galvanized fasteners.  For galvanized fasteners the nuts should be overtapped to the minimum amount required for the fastener assembly.  All nuts, bolts and washers shall have the manufacturers markings on them.

All galvanized nuts shall be lubricated with a lubricant containing a visible dye so a visual check can be made for the lubricant at the time of field installation.  Black bolts must be "oily" to the touch when installed.  Weathered or rusted bolts shall be cleaned and re-lubricated prior to installation.

High strength fasteners, black and galvanized shall be subjected to a rotational-capacity test (AASHTO M164, Section 8.5) and shall meet the following requirements:

1.	Go through two times the required number of turns (from snug tight conditions) indicated in the 1988 interim AASHTO Bridge Specification, Table 10.17B, in a Skidmore-Wilhelm Calibrator, or equivalent tension measuring device, without stripping or failure.

2.	During this test, the maximum recorded tension shall be equal to or greater than 1.15 times the Required Fastener Tension, AASHTO Table 10.17A.

3.	The measured torque to produce the Required Fastener Tension shall not exceed the value obtained by the following equation.

Torque = 0.25 PD

Where:   Torque  =  Measured Torque (Foot-Pounds)

P       =  Measured Bolt Tension (Pounds)

D       =  Nominal Diameter (Feet)

Proof load tests (ASTM F 606 Method 1) are required for the bolts.  Wedge test of full size bolts are required in accordance with Section 8.3 of AASHTO M164.  Galvanized bolts shall be wedge tested after galvanizing.  Proof load tests (AASHTO M291) are required for the nuts.  The proof load tests for nuts to be used with galvanized bolts shall be performed after galvanizing, overtapping and lubricating.

All galvanized nuts are to be lubricated in accordance with ASTM A563 Sec. 4.8.  In addition, the name, method of application, and dilution of the lubrication applied to the nuts shall be provided with the documentation.

Section 7.4 of ASTM A563 shall be deleted and Section 7.5 changed to read as shown below.  These requirements also apply to 2H nuts covered under ASTM A194.

7.5 Nuts to be used on bolts mechanically zinc coated or on bolts hot-dip zinc-coated, shall be tapped oversize by a diametral amount sufficient to permit assembly on the coated bolt thread, unless other requirements are specified in the inquiry or purchase order.  (5/12/89)

Special Provisions

716-2.09  Stainless Steel.  Add the following subsection:  The top plate of the sliding bearings for the Eagle River Bridge shall conform to ASTM A36.

The top plate shall have a stainless steel facing sheet, 20 gage minimum thickness and conforming to ASTM A167, Type 304, bonded to the bottom surface.  The face of the stainless steel in contact with the polytetra- flourethylene (TFE) sheet shall have a bright annealed finish.

SECTION 720

ELASTOMERIC PADS

Standard Modifications

720-2.01.  Delete in its entirety and substitute the following:  Elastomeric bridge bearing pads shall conform to the requirements of AASHTO M251 with the following revisions:

4.2 Elastomeric Material.  Revise the first sentence to read:  The elastomeric compound used in the construction of the bearings shall contain only virgin natural polyisoprene (natural rubber) as the raw polymer; neoprene shall not be used.

4.2.1  Delete in its entirety.

4.2.2  Revise the Line Call Out to read:

M4AA 520 A13 B13 C12 F19 Z11

Z11 - Adhesion:

Steel Laminations - ASTM  D429  Method B - 40        		lb/in min

Fabric  Laminations  -  California  Test  No.

663 - 40 lb/in min

4.5  Fabrication Details.  Add the following:

Pads over 3/4-inch thickness shall be laminated and shall consist of alternate laminations of elastomer and metal or fabric reinforcement.  Laminations of elastomer shall be 1/2-inch in thickness.  The outside laminations shall be metal or fabric and shall be covered with a bedding surface of elastomer on both the top and bottom of the pads.   The bedding surface shall be 1/4-inch for steel reinforcement and 1/8-inch for fabric reinforcement.  (5/12/89)

Special Provisions

720-2.02  Manufacturing Requirements.  Add the following new subsection:  Laminations of elastomer shall be 1/2-inch +1/8-inch in thickness.

The elastomeric pad shall have a virgin (unfilled) polytetraflourethylene (TFE) sheet, 1/32 inch in thickness, bonded to the top surface.

The TFE sheet shall conform to the following requirements:

Tensile Strength 						2,000 psi min.

Tensile Elongation						200% min.

Hardness						50-60 Shore D

Coefficient of Friction						0.05 (for loads greater

(TFE against stainless						 than 500 psi and speeds

steel)						 less than 1 foot/minute)

Compressive Strength						1800 psi min.

(0.2% Offset)

Shear Strength between						Greater than the shear

TFE and Elastomer						 strength of either TFE

or elastomer

SECTION 724

SEEDS

Standard Modifications

724-2.02   Materials.  Add the following to Table 724-1:

Seed      Germination      Percent    Percent     Percent Sprout-

Type        Period___      Purity_  Germination   ___able Seed___

Bering

Hairgrass   14 days          95         75               71

(5/12/89)

SECTION 726

TOPSOIL

Standard Modifications

726-2.01   Topsoil.  Modify the second paragraph from "not less than 1% to "not less than 3 percent".  (5/12/89)

SECTION 729

GEOTEXTILES

Special Provisions

729-2.01  Embankment Separation and Reinforcement.  Add the following to Item 4:  Water permeability requirement for the separation geotextile shall be a minimum of 10-4 cm/sec.

729-2.02  Subsurface Drainage and Riprap Liner.  Add the following requirements to Table 729-2:

Geotextile         Test      Subsurface         Riprap Liner

Property          Method      Drainage     Unprotected    Protected

Apparent

Opening Size

mm., max.        CW 002215      .6 mm          .6 mm         N/A

Water           AASHTO M288     10-3           10-3          N/A

Permeability    (5 cm. Head)    cm/sec         cm/sec

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04   Sign Posts.  Add the following:

1.  Metal Pipe Posts

a.	Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

5.  Structural Tubing and W Shape Beams

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501.  The tubing shall be square and of the dimensions called for in the plans with 0.1875 (3/16) inch thick walls.  7/16 inch diameter holes shall be drilled as required to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection.  Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this subsection.

APPENDIX A

PERMITS

APPENDIX B

CONSTRUCTION SURVEYING

REQUIREMENTS

ATTACHMENT NO. ____