PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

2002 STANDARD SPECIFICATIONS

SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Quantity Computations

b.	State of Alaska Department of Transportation and Public Facilities publication, Alaska Storm Water Pollution Prevention Plan Guide.

c.	Department of Transportation and Public Facilities - Sign Face Fabrication Requirements

- Standard Specifications for Highway Construction 2002.  ($25.00)

e.	Alaska Test Methods Manual (Lab & Field), 2004 Edition.  ($25.00)

2.	Utility agreements pertaining to the disposition of utility facilities on this project are available for review at the office of the Utilities Engineer, (907) 269-0647.

3.	The Department has an approved environmental document addressing concerns and environmental commitments and it is available for review in the office of the Regional and Environmental Coordinator, (907) 269-0534.

4.	The Materials Certification List (MCL) has been included in Appendix B.  This list is provided for the Contractor to determine which materials will require submittal to the project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

5.	Refer to subsection 105-1.07 for projects being constructed concurrently with this project.

SECTION 101

DEFINITIONS AND TERMS

Special Provisions

101-1.03 DEFINITIONS.  Add the following definition:

NON-FROST SUSCEPTIBLE MATERIAL.  Material that contains 6 percent or less passing the No. 200 screen as determined by sieve analysis performed with WAQTC FOP for AASHTO T 27/T 11on minus 3 inch material.  (11/29/01) R1M98

# SECTION 103

## AWARD AND EXECUTION OF CONTRACT

# Special Provisions

Replace subsection 103-1.06 with the following:

103-1.06 INSURANCE REQUIREMENTS.  The Contractor shall provide evidence of insurance with an insurance carrier or carriers satisfactory to the Department covering injury to persons and property suffered by the State of Alaska or by a third party as a result of operations under this contract by the Contractor or by any subcontractor.  The Contractor's insurance shall provide protection against injuries to employees of the Contractor and the employees of subcontractors engaged in work under this Contract.  Insurance policies (a) shall comply with AS 21 and (b) shall be issued by insurers that (i) are licensed to transact the business of insurance in the State of Alaska under AS 21 and (ii) have a financial rating acceptable to the Department.

Where specific limits and coverages are shown, it is understood that they shall be the minimum acceptable.  The requirements of this subsection shall not limit the Contractor’s indemnity responsibility under Subsection 107-1.13.  Additional insurance requirements specific to this contract are contained in the Special Provisions, when applicable.

The Contractor shall maintain the following policies of insurance with the specified minimum coverages and limits in force at all times during the performance of the Contract:

1.	Workers' Compensation: as required by AS 23.30.045, for employees of the Contractor engaged in work under this Contract.  The Contractor shall be responsible for Workers' Compensation Insurance for any subcontractor who performs work under this Contract.  The coverage shall include:

- Waiver of subrogation against the State and Employer's Liability Protection at $500,000 each accident/$500,000 each disease.

- “Other States” endorsement if the Contractor directly utilizes labor outside of the State of Alaska.

- United States Longshore and Harbor Workers’ Act Endorsement, whenever the work involves activity over or about navigable water.

- Maritime Employer’s Liability (Jones Act) Endorsement with a minimum limit of $1,000,000, whenever the work involves activity from or on a vessel on navigable water

- Commercial General Liability: on an occurrence policy form covering operations with combined single limits not less than:

- $1,000,000 Each Occurrence

- $1,000,000 Personal Injury

- $2,000,000 General Aggregate

- $2,000,000 Products-Completed Operations Aggregate

- Automobile Liability: covering vehicles used in Contract work, with combined single limits not less than $1,000,000 each occurrence.

- Umbrella Coverage: for projects over $5,000,000 not less than $5,000,000 umbrella or excess liability.  Umbrella or excess policy shall include products liability completed operations coverage and may be subject to $5,000,000 aggregate limits.  Further, the umbrella or excess policy shall contain a clause stating that it takes effect (drops down) in the event the primary limits are impaired or exhausted.

- The State of Alaska shall be named as an additional insured on policies required by paragraphs 2 thru 4 above.  The above insurance coverages shall be considered to be primary and non-contributory to other insurance carried by the State of Alaska, whether through self-insurance or otherwise.

In any contract or agreement with subcontractors performing work, the Contractor shall require that indemnities and waivers of subrogation it obtains, and any stipulation to be named as an additional insured it obtains, shall also be extended to waive rights of subrogation against the State of Alaska and to add the State of Alaska as an additional named indemnitee and as an additional insured.

The apparent low bidder shall furnish evidence of insurance to the Department before award of the Contract.  The evidence shall be issued to the Department and shall be either a certificate of insurance or the policy declaration page with required endorsements attached and must:

1.	denote the type, amount, and class of operations covered,

- show the effective (and retroactive) dates of the policy,

- show the expiration date of the policy,

- include required endorsements,

- be executed by the carrier's representative, and

When a certificate of insurance is furnished, it shall contain the following statement:

“This is to certify that the policies described herein comply with aspects of the insurance requirements of (Project Name and Number).

The Department’s acceptance of deficient evidence of insurance does not constitute a waiver of Contract requirements.

Failure to maintain the specified insurance or to provide substitute insurance if an insurance carrier becomes insolvent, is placed in receivership, declares bankruptcy or cancels a policy may be grounds for withholding contract payments until substitute insurance is obtained, and may, in the Department's discretion, be grounds for declaring the Contractor in default.

SECTION 105

## CONTROL OF WORK

Special Provisions

105-1.06 COOPERATION WITH UTILITIES.  Add the following: The Contractor shall request locates from the utilities having facilities in the area.  The Contractor shall use the locate Call Center for the following utilities:

Locate Call Center Anchorage Area 278-3121 Statewide 800-478-3121 who will notify the following:

Alaska Fiberstar AT&T Alascom, Inc. Enstar Natural Gas Alaska Communications Systems Homer Electric Association Homer Telephone Association SOA-DOT/PF Anchorage M&O City of Homer, Dept of Public Works

The Contractor shall call the following utilities and agencies directly:

DOT/PF Maintenance and Operations	235-5217

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

Work around those utilities not designated for relocation in the plans and the following utility specific coordination.  The Contractor shall bear the expense for any changes or additional relocation requested for Contractor convenience.

Work around utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

The Contractor shall bear the responsibility for any changes in contract scheduling that result in the conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Schedule and coordinate the utility relocations with project construction as set forth in Section 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required before utility relocation.

Payment will be made as follows:

- Subsidiary to Item 642(1), Construction Surveying, if the Contractor is required to provide the surveying as part of the contract and/or

- Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of the Contractor’s two (2) week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer, fifteen (15) calendar days advance written notice for required staking.

Provide the Utility Companies fifteen (15) calendar days advance written notice of the relocations described below to begin.  The Utility Companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work before commencing with another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit the Contractor, through the Engineer, from working near the utility’s facilities when the ground is frozen.  (05/31/01)R3M98

Specific coordination requirements for the specific utilities are included below:

105-1.07 COOPERATION BETWEEN CONTRACTORS.  Add the following:  The following projects will be under construction concurrently with this project:

Project:	Homer East End road MP 0.0 to 3.75

STP-0414(9)/51609

Owners:	DOT&PF

Contractor:	Quality

240 W 68th Avenue

Anchorage, Alaska   99518

Project:	Homer: Bartlett/Hohe Street Rehabilitation

MGL-CA-0001(186)/54112

Owners:	DOT&PF

Contractor:	Unknown at this time.  Advertise date May 1, 2004

Coordinate traffic control and construction with the prime Contractor of the above projects to minimize impact on the traveling public, and to minimize conflicts with the work being performed under other Contracts.

105-1.15 PROJECT COMPLETION.  Delete the last paragraph and substitute the following:  When physical work and cleanup provided for under the contract is found to be complete, except for work specified under Subsection 618-3.04, Maintenance of Seeded Areas; and Subsection 621-3.04, Period of Establishment; Subsection 641-2.01, Storm Water Pollution Prevention Plan (SWPPP) Requirements and Subsection 641-3.01, Construction Requirements, a letter of project completion will be issued by the Engineer.  Project completion will relieve the Contractor from further maintenance responsibilities, except under Subsections 618-3.04, and 621-3.04, 641-2.01 and 641-3.01, and will stop the count of contract time, but the Contractor will not be relieved any obligations under the Contract.  (02/06/02)R237M98

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Add the following Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district. (3/21/01)R93

Add the following:

105-1.18 INTERIM COMPLETION.  This project will have two interim completion dates in addition to the completion date.

The Contractor shall provide the Engineer with copies of purchase orders for poles, mastarms, and load center within 20 calendar days after receipt of Notice to Proceed.  Include the estimated deliver date to Anchorage, Alaska for poles in the Purchase Order.

FIRST INTERIM COMPLETION DATE:  Complete work on the Sterling Highway and Lake Street except 660(3) Highway Lighting System Complete before August 15, 2004.

SECOND INTERIM COMPLETION DATE:  Complete work on Miller Loop and Island Lake before September 15 2004.

SECTION 106

## CONTROL OF MATERIAL

Special Provisions

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision.  The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, before award of the contract.

Steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States.  The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition.  These processes include rolling, extruding, machining, bending, grinding, drilling.  The application of coatings, for example epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore.  It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework).  Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement.  There is a specific exemption within NAFTA (article 1001) for grant programs like the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that manufacturing processes for each covered product comply with this provision.  Non-conforming products shall be replaced at no expense to the State.  Failure to comply may also subject the Contractor to default and/or debarment.  False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020. (08/31/99)S 13

106-1.02 LOCAL MATERIAL SOURCES.  Add the following under Item 2. Inspection and Acceptance.  In compliance with 30CFR46.11, have the Operator of the sand and gravel surface mine (materials source) provide Site-specific Hazard Awareness Training for the Engineer’s personnel (non-miners) before beginning any operations in the Contractor’s surface mine.  Offer the training at each surface mine that will be used to supply processed aggregates.  A competent person must provide the training according with the Operator’s written training plan as approved by the Mine Safety and Health Administration, and covering the following items:

- Site specific health and safety risks.

- Recognition and avoidance of hazards.

- Restricted areas.

- Warning and evacuation signals.

- Other special safety procedures.

- Site tour.

Upon completion of this training, the Engineer’s personnel will sign a Visitor’s Log Book to indicate that training was provided.  (05/01/02) R262M98

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.02 PERMITS, LICENSES AND TAXES.  Add the following: The Contractor shall obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715.  If the Contractor discovers cultural resources during construction activities, stop work at that site and notify the Engineer.

The Contractor shall provide a wetland specialist able to conduct wetlands determinations and delineations according with the Corps of Engineers 1987 Wetland Delineation Manual, of any site outside the project limits or not previously permitted, impacted by the Contractor's operations.  These delineations will be subject to Corps of Engineers approval.

The Contractor shall provide a copy to the Engineer, of permits or clearances received before Contractor's use of any site outside the project limits.  Additionally, the Contractor shall provide the Engineer a written statement that the Contractor has obtained necessary permits or clearances. The Contractor shall also provide a written statement to the Engineer listing agencies or offices contacted that responded that required no additional action from the Contractor.

The Contractor shall obtain an Endangered and Threatened Species Clearance from the U.S. Fish and Wildlife Service for sites being used outside the project limits.

The terms, conditions, and stipulations contained in the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have copies of the permits posted in the project office.

It is the Contractor’s responsibility to obtain permits required for actions not permitted previously by ADOT&PF.  The Contractor is responsible for complying with permit stipulations, conditions and/or terms.  Agencies to contact for permit information may include, but are not limited to, the U.S. Army Corps of Engineers, the Environmental Protection Agency, the U.S. Fish and Wildlife Service, the Alaska Department of Fish and Game, the Alaska Department of Environmental Conservation, the Alaska Department of Natural Resources, and local or regional governments. If federal, state, regional, and local authorities require actions and

permit acquisitions, the Contractor shall provide timely notification.  The Contractor shall provide copies of permits, and applicable Federal and State notifications to the Project Engineer.  (5/23/96)R9AM

Add the following: The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge stormwater from the construction site.  Requirements for this permit are given under Section 641, Erosion and Pollution Control. (8/1/97)R59M

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.  Add the following: If the Contractor requires water for any construction purpose from a non-municipal water source, obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624.  (05/29/02)R7M98

If culvert repairs on Beluga lake outfall weir entail lowering the lake level, the Contractor must obtain a Fish Habitat Permit from the Department of Natural Resources, Office of Habitat Management and Permitting in Anchorage.  The office may be contacted at 267-2284.

Replace subsection 107-1.13 with the following:

107-1.13 RESPONSIBILITY FOR DAMAGE CLAIMS.  The Contractor shall indemnify, hold harmless and defend the State of Alaska and its agents and employees from claims or actions for injuries or damages whatsoever sustained by any person or property that arise from or relate to, directly or indirectly, the Contractor's performance of the Contract, however, this provision has no effect if, but only if, the sole proximate cause of the injury or damage is the Department’s negligence.

This Contract does not create a third party benefit in the public or any member of the public, nor does it authorize any person or entity not a party to this Contract to maintain a suit based on this Contract or any term or provision of the Contract, whether for personal injuries, property damage or other claim or cause of action.

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.

Add the following before the last paragraph: Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated being within 10 feet of an overhead electrical line.

2.	Operations anticipated being within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment that is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services. (7/30/99)R170

Add the following Subsection:

107-1.21 FEDERAL AFFIRMATIVE ACTION. The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120

Training Program	Section 645

Federal EEO Bid Conditions	Form 25A-301

EEO-1 Certification	Form 25A-304

DBE Subcontractable Items	Form 25A-324

ADOT&PF Training Program Request	Form 25A-310

Training Utilization Report	Form 25A-311

Contact Report	Form 25A-321A

DBE Utilization Report	Form 25A-325C

Summary of Good Faith Effort Documentation	Form 25A-332A

Required Contract Provisions, Federal-Aid Contracts	Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.

(01/22/02)S 80

## SECTION 108

## PROSECUTION AND PROGRESS

Special Provision

108-1.03 PROSECUTION AND PROGRESS.  Add the following under item no. 1:  Use the schedule for coordination and monitoring of work under the contract including activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.  (4/22/99)R250M98

Delete Item 5 of the first paragraph and substitute the following:

- The submittals identified under Subsection 641-1.03, Submittals.

(01/31/02)R160M98

108-1.06 DETERMINATION AND EXTENSION OF CONTRACT TIME.  Add the following to the third paragraph:

In the instance where the Engineer suspends a controlling item of work due to adverse weather conditions for one or more calendar days, the number of days included in the suspension period shall extend the completion date.  (2/15/01)R242M98

108-1.07 FALURE TO COMPLETE ON TIME.  Delete Table 108-1.

Delete the first sentence of the first paragraph and substitute the following; For each calendar day that the work remains incomplete after the completion date or the interim completion date as referenced in subsection 105-1.18 Interim Completion, the liquidated damages per day given in the table below shall be deducted from monies due the Contractor.

| PROJECT | COMPLETION DATE | DAILY CHARGE |
| --- | --- | --- |
| Sterling Highway & Lake Street | August 15, 2004 | $1,000 |
| Miller Loops & Island Lake | September 15, 2004 | $1,000 |
| Contract | October 31, 2004 | $1,500 |

SECTION 109

## MEASUREMENT AND PAYMENT

Special Provisions

109-1.05 COMPENSATION FOR EXTRA WORK.  Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.  (1/27/00)R14

109-1.06 PROGRESS PAYMENTS. Add the following: Failure to submit schedules according with subsection 108-1.03, Prosecution and Progress, will result in withholding an amount equal to 5 percent of the total amount earned from subsequent progress payments.  Upon receipt of current schedules, from the Contractor, the Engineer will release this retainage. (09/05/01)R137

Add the following section:

## SECTION 120

## DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds.  The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract.  The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION.  It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or other remedy as ADOT&PF deems appropriate.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS.  The following definitions will apply.

- Broker. A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, within its certified category, that is necessary for the completion of the project.  A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF). The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment. The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself. To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually

performing and the DBE credit claimed for its performance of the work.  Other relevant factors will be considered.  The Engineer makes the determination of CUF after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE).  An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department according with 49 CFR, Part 26.

- DBE Key Employee.  Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal.  The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts.  Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer.  A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification.  For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report.  Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer.  A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large.  If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL.  The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount.  A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the Department reduces the quantity of work of a bid item involving a DBE firm, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

- Phase I - Bid.  Each bidder must register with the Civil Rights Office annually according with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award.  The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment.  Written commitments from DBEs to be used on the project.  The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offer’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report.  Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation.  Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal.  If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal.  If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work.  The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement.  If the Engineer approves a DBE replacement, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal.  In the event that the Contractor cannot

obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended according with Subsection 120-3.02.

- DBE Utilization Goal.  The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

- Good Faith Effort Criteria. The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document the following actions constitutes insufficient Good Faith Effort.

- Consideration of subcontractable items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) before bid opening.  It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days before bid opening.  The bidder must give the DBEs no less than five days to respond.  The bidder may reject DBE quotes received after the deadline.  A deadline for bid submission by DBEs will be consistently applied.  DBEs certified to perform work items identified on Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor.  Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- The bidder may reject non-competitive DBE quotes.  Allegations of non-competitive DBE quotes must be documented and verifiable.  A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service.  Bidders must have a non-DBE subcontractor quote for comparison purposes. Evidence shall be provided in support of the bidder’s allegation.  Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote.  This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding.  Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding.  Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration.  Under the provisions of 49 CFR.  Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration.  The bidder must exercise the opportunity within 3 calendar days of notification it has failed to meet the requirements of this subsection.  As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The DBE Liaison Officer will make the decision on reconsideration.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so.  If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder.  The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work.  Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer according with this Section.  CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function.  In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO before submitting a bid to a contractor for DBE trucking.  The DBE trucking firm must demonstrate that it owns trucks (proof of title and/or registration) to be credited for work and that operators are employed by the DBE trucking firm.  A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker.  (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section.  Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment.  Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department.  The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry).  Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska.  Materials or supplies needed as a regular course of the Contractor's operations like fuel, maintenance, office facilities, portable bathrooms, are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- Subcontract work, with the exception of truck hauling, will be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

- The DBE will control business administration, accounting, billing, and payment transactions.  The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, be according to AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE.  Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control

of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal.  The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF.  Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE.  Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination.  The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE.  In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work.  In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended according with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT.  The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer.  The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials according with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials.  This shall include DBE trucking firms certified as a subcontractor and not a broker.  Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value.  The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee.  The brokerage fee will not exceed 5% of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department.  The DBE joint venture partner will be responsible for performing of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT.  Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work.  If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work.  Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06. (11/17/00)S 33

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-3.01 METHOD OF MEASUREMENT.  Add the following:

4.	Hour.  By the hour for the actual number of hours the Engineer has approved.

201-4.01 BASIS OF PAYMENT.

Add the following:

Pay Item No.	Pay Item	Pay Unit

201 (4C)	Hand Clearing	Hour

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 DESCRIPTION.  Add the following: This work also consists of pavement planing, cleaning, filling or sealing cracks as specified in this section.

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS, AND CURBS.  Add the following:  Removed pavement and millings from Pavement Planing shall be delivered to the Homer Highway Maintenance Station at MP 169 Sterling Highway.

Add the following subsection:

202-3.06 PAVEMENT PLANING.  Remove existing asphalt concrete pavement and gravel to the depth and locations shown on the Plans.  The surface of the pavement after planing shall be uniformly rough grooved or ridged.

Use planed material to meet the requirements of Section 301 Aggregate Base and Surface Course in the Homer area before delivering surplus material to the Homer Highway Maintenance Station.

The existing curb and gutter not designated for removal shall not be damaged or disturbed.  Any damage caused by the planing operation shall be removed and replaced by the Contractor at his expense.

During the planing operation, the Contractor shall concurrently sweep the highway with mechanical sweepers equipped with vacuum and water sprinkling devices to control dust and remove loosened material from the planed areas.

The Contractor shall not allow traffic to travel on surfaces that have an abrupt longitudinal planed edge greater than 2 inches.  In the event that it is necessary to route traffic across such edges, an asphalt concrete transition 2 feet wide shall be placed adjacent to the edge and to gutters.

Maintain a vertical tolerance of 1/8 inch between adjacent passes with the planer.

The planing machine shall be specifically designed for the removal of bituminous pavement without the addition of heat.  The cutting drum shall be a minimum of 5 feet wide and shall be equipped with cutting teeth placed in a variable-lacing pattern to produce the desired finish.

The planing machine shall have the following capabilities:

1.	operating speeds from 0 to 40 feet per minute,

2.	self propelled,

3.	able to spray water at the cutting drum to minimize dust,

4.	able to remove material next to the gutter,

5.	designed so that the operator can at all times observe the planing operation without leaving the controls,

6.	adjustable as to slope and depth,

7.	longitudinal grade control automatically actuated by the use of two 30 foot skis, (use on both sides of the machine) and

8.	able to cut up to 3 inches without producing fumes or smoke.

The Contractor shall provide a smaller machine to trim areas that are inaccessible to the larger machine at manholes, valve covers, curb returns, and intersections.  (2/28/01)R143USC

After completing pavement planing, clean and fill or seal cracks in the pavement surface.  Cleaning of cracks and application of sealant shall be done according to the manufacturer's recommendations.  Cracks greater than 1 inch (+1 inch) in width shall be cleaned of loose material to full depth then infrared joint construction will be done.

202-5.01 BASIS OF PAYMENT.  Add the following:  Replace any loop detectors damaged by the planing operation according to Section 660.  Damaged loop detectors that are encountered within the planing depth specified on the plans shall be measured and paid as Item 660(11) Traffic Loop.  The Contractor shall replace other loops damaged by the planing operation without compensation.

Cleaning, filling with Joint Adhesive, will be paid under Item 401(9) Joint Adhesive and 401(10) Infrared Joint Construction.

Sweeping, vacuuming, and water sprinkling to control dust is subsidiary to Pavement Planing.

Add the following:

Pay Item No.	Pay Item	Pay Unit

202(15)	Pavement Planing	Square Yard

## SECTION 203

## EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01 DESCRIPTION.  Add the following: Ditch linear grading shall consist of the cleaning of designated ditches and slopes for drainage by removing trees, brush, vegetation, and other obstructions.  Ditch linear grading may include some minor shaping by grading with a small dozer, motor grader or other suitable means approved by the Engineer.

This work also includes the removal and disposal of material displaced during ditch linear grading.

203-4.01 METHOD OF MEASUREMENT.  Add the following: Measurement of ditch linear grading, whether flat bottom or "V" ditch, will be measured for payment by the Station along the center of the ditch for each ditch so designated, constructed and accepted by the Engineer.

203-5.01 BASIS OF PAYMENT.  Add the following: Payment for Ditch Linear Grading will include furnishing equipment, labor, tools, and incidentals to provide the preparation, excavation, shaping, removal, and disposal of material necessary to complete the work.  (9/1/89)R20

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

203(19)	Ditch Linear Grading	Station

SECTION 301

AGGREGATE BASE AND SURFACE COURSE

## Special Provisions

301-2.01 MATERIALS.  Add the following after the first sentence:  Recycled asphalt material (RAM) may be substituted for aggregate base course, inch for inch, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 1.5-inch sieve and 95-100 percent by weight passing the 1-inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| # Sieve | Percent Passing by Weight |
| --- | --- |
| 1 inch | 100 |
| 3/4 inch | 70-100 |
| 3/8 inch | 42-90 |
| No. 4 | 28-78 |
| No. 16 | 11-54 |
| No. 50 | 5-34 |
| No. 100 | 3-22 |
| No. 200 | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAM.

Delete the second sentence of the first paragraph and substitute the following: The gradation of base course material shall conform to the requirements for Grading D-1.  (10/1/91)R116

301-3.03 SHAPING AND COMPACTION.  Add the following:  If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 80 psi (± 5 psi), and the roller shall have a minimum operating weight per tire of 3,000 pounds.

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-1.01 DESCRIPTION.  Add the following:  This work also includes applying joint adhesive and infrared joint construction.

Item 401A(1B) Asphalt Concrete, Type II, Class B for Island Lake and Miller Loop Road will be done by August 15, 2004.  Item 401B(1B) Asphalt Concrete, Type II, Class B for Sterling Highway will be completed by the end of the project.

Replace subsection 401-2.01 with the following:

401-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN.  Meet the requirements of Table 401-1 for the Job Mix Design performed in accordance with ATM 417.

TABLE 401-1

Asphalt Concrete Mix Design Requirements

| DESIGN PARAMETERS | CLASS “A” | CLASS “B” |  |
| --- | --- | --- | --- |
| Stability, pounds | 1800 min. | 1200 min. |  |
| Flow, 0.01 inch | 8-14 | 8-16 |  |
| Voids in Total Mix, % | 3-5 | 3-5 |  |
| Compaction, number of blows each side of test specimen | 75 | 50 |  |
| Percent Voids Filled with Asphalt (VFA) | 65-75 | 65-78 |  |
| Dust-asphalt ratio* | 0.6-1.4 | 0.6-1.4 |  |
| Voids in the Mineral Aggregate (VMA), %, min. |  |  |  |
| Type I Type II Type III, IV | 12.0 13.0 14.0 | 11.0 12.0 13.0 |  |

*Dust-asphalt ratio is the percent of material passing the No. 200 sieve divided by the percent of effective asphalt (calculated by weight of mix).

The approved Job Mix Design will specify the target values for gradation, the target value for asphalt cement content, the Maximum Specific Gravity (MSG) of the mix, the additives, and the allowable mixing temperature range.

Target values for gradation in the Job Mix Design must be within the broad band limits shown in Table 703-3, for the type of asphalt concrete pavement specified but asphalt concrete mixture will have the full tolerances in Table 401-2 applied for evaluation in accordance with 401-4.03.  Tolerances for the largest sieve specified will be plus 0% and minus 1%.

Do not produce asphalt concrete mixture for payment until the Engineer approves the Job Mix Design.  Do not mix asphalt concrete mixtures produced from different plants.

Use Asphalt Concrete Type II, Class B, minimum, for temporary pavement.

Submit the following to the Engineer at least 15 days before the production of asphalt concrete mixture:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process quality control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-3, for each type of asphalt concrete pavement specified in the Contract.

2.	Representative samples of each aggregate (coarse and/or intermediate, fine, and natural blend material) in the proportions required for the proposed mix design.  Furnish a total of 500 pounds of material.

3.	Five separate 1-gallon samples of the asphalt cement proposed for use in the mixture.  Include name of product, manufacturer, test results of the applicable quality requirements of subsection 702-2.01, manufacturer's certificate of compliance according to subsection 106-1.05, a temperature viscosity curve for the asphalt cement or manufacturer's recommended mixing and compaction temperatures, and current Material Safety Data Sheet.

4.	One sample, of at least 1/2 pint, of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Material Safety Data Sheet.

The Engineer will then evaluate the material and the proposed gradation using ATM 417 and the requirements of Table 401-1 for the appropriate type and class of asphalt concrete pavement specified and establish the approved Job Mix Design, which will become a part of the Contract.

The Engineer will assess a fee of $2,500.00 under Item 401(6), Asphalt Price Adjustment, for each mix design subsequent to the approved Job Mix Design for each Type and Class of Asphalt Concrete Pavement specified.

No payment for asphalt concrete pavement for which a new Job Mix Design is required, will be made until the new Job Mix Design is approved.  Approved changes apply only to asphalt concrete mixture produced after the submittal of the changes.

Changes.  Failure to achieve results conforming to Table 401-1 or changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio, will require a new Job Mix Design.  Submit changes and new samples in the same manner as the original submittal.

Contractor Mix Design.  If a bid item for Job Mix Design, Item 401(8), appears in the Contract, furnish a Job Mix Design following the requirements specified above.  Have the Job Mix Design stamped by a registered Professional Engineer.  Furnish the Job Mix Design to the Engineer at least 15 working days before the production of asphalt concrete mixture.  Submit samples to the Engineer, upon request, for Job Mix Design verification testing.  Do not produce asphalt concrete mixture for payment until the Engineer approves the Job Mix Design.

The Department will pay for only one approved Contractor-furnished Job Mix Design, Item 401(8) for each Type and Class of Asphalt Concrete Pavement specified.  Subsequent Contractor-furnished mix designs will apply only to asphalt concrete mixture produced after the mix design is approved.

401-2.03 ASPHALT Materials.  Delete the second paragraph and substitute the following.

Obtain test reports for each batch of asphalt cement showing conformance to the specifications in Section 702 before delivery to the project.  Require that the storage tanks used for each batch be noted on the test report, the anti-strip additives required by the mix design be added during load out for delivery to the project, and a printed weight ticket for anti-strip is included with the asphalt cement weight ticket.  The location where anti-strip is added may be changed with the written approval of the Engineer.

Furnish the following documents at delivery:

- Manufacturer’s certificate of compliance (106-1.05).

- Conformance test reports for the batch (Section 702).

- Batch number and storage tanks used.

- Date and time of load out for delivery.

- Type, grade, temperature, and quantity of asphalt cement loaded.

- Type and percent of anti-strip added.

CONSTRUCTION REQUIREMENTS

401-3.01 WEATHER LIMITATIONS.  Replace the last sentence of the paragraph with the following: Do not place asphalt concrete mixture unless the roadway surface temperature is 40 F or warmer and do not place the top layer of asphalt concrete pavement after September 15 unless approved in writing by the Engineer.

401-3.03 ASPHALT MIXING PLANT.  Add the following after the first sentence in the second paragraph: Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3-way valve) for sampling asphalt cement.

401-3.07 PREPARATION OF EXISTING SURFACE.  Delete the first and second paragraph and substitute the following:  Prepare existing surfaces in conformance with the Plans and Specifications.  Clean planed surfaces of loose material by sweeping with a power broom, supplemented by hand sweeping if necessary.

Before paving, but after planing,

Clean out loose material from cracks greater than 1 inch (+1 inch) in width full depth then fill and tamp in place.

Prelevel remaining ruts, pavement delaminations, or depressions having a depth greater than ½ inch.  No density testing is required for the leveling course material.  The Engineer will inspect and accept this material.

If planing breaks through existing pavement remove 2 inches of existing base and fill with Asphalt Concrete, Type II.  Notify the Engineer of pavement areas that might be considered thin or unstable during pavement removal.

Add the following:

Planing breakthrough areas shall be patched to match the planed surface with Asphalt Concrete Pavement, Type II and paid for as leveling course material.  Contractor shall notify the Engineer of any pavement areas that might be considered thin or unstable.

Contact surfaces of curbing, gutters, manholes, and other structures shall be coated with a thin, uniform coating of tack coat material conforming to Section 402 before the asphalt mixture being placed.

Surfaces that have received a prime coat or tack coat, shall be allowed to cure, before placement of asphalt concrete pavement.

401-3.13 COMPACTION.  Add the following to the first paragraph: Use pneumatic tire rollers to compact Preleveling.

401-3.14 Joints.  Delete the first paragraph and substitute the following: Construct the minimum number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.  The minimum specification limit for longitudinal joint density will be 91% of the MSG of the panel completing the joint.  Cut one 6 inch diameter core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  Density will be determined according with WAQTC FOP for AASHTO T 166/T 275.

Replace the last paragraph with the following: For the top layer of asphalt concrete pavement, the minimum specification limit for longitudinal joint density is 91% of the MSG of the panel completing the joint.  Cut one 6 inch diameter core centered on the longitudinal joint at each location the panel completing the joint is cored for acceptance density testing.  Density will be determined in accordance with WAQTC FOP for AASHTO T 166/T 275.

If the average joint density of the lot is less than 91% of the MSG, seal the pavement surface 12 inches on each side of all the longitudinal joints in a lot (401-4.02).  Use GSB-78 (from Asphalt Systems), or approved equal, while the asphalt concrete pavement is clean, free of moisture, and before traffic marking.  No contract time will be added and all costs associated with sealing the joints are subsidiary to the asphalt concrete pay item.

On the Sterling Highway only, repair (clean full depth, dry, fill with asphalt mix, compact,) all of the existing distressed longitudinal joints and cracks wider than 1 inch, then heat with a inrared radiant heater while compacting.  Heat asphalt at least 12 inches from the joint or crack to a temperature over 200F, add asphalt if required, rake the across the joint to fill, and then roll across the joint to compact.

On the Sterling Highway only, seal the edge of pavement with Crafco 34524 Joint Adhesive or approved equal before completing the longitudinal joint by paving against it.  Apply an 1/8 inch thick band of joint adhesive over the surface according to manufacturer’s recommendations.  Use infrared heaters to heat the surface of the longitudinal joint while paving and compacting the mat that completes the longitudinal joint.

Replace subsection 401-3.15 with the following:

401-3.15 SURFACE TOLERANCE.  The Engineer will test the finished surface after final rolling at selected locations using a 16-foot straightedge.  Correct variations from the testing edge, between any two contacts, of more than 1/4 inch.

The Engineer will measure the surface smoothness of the top layer of asphalt concrete pavement in the driving lanes with an inertial profiler before final acceptance of the project.  Remove and replace, or grind smooth any area of final pavement surface that has a smoothness Profile Index (PrI) greater than 15.0 inches per mile in a 0.1 mile interval.  PrI will be calculated using a 0.2 inch per mile blanking band.

All costs associated with meeting surface tolerances are subsidiary to the Asphalt Concrete pay item.

After completion of corrective work, the Engineer will measure the pavement surface in the driving lanes a second time for a smoothness price adjustment.  No measurements will be taken in turn lanes, lane transitions, lanes adjacent to curb and gutter, within 25 feet of bridge abutments, manholes, or existing pavement.

401-3.16 PATCHING DEFECTIVE AREAS.  Add the following: Costs associated with the patching of defective areas are subsidiary to the Asphalt Concrete pay item.

401-4.01 Method Of Measurement.  Replace Asphalt Concrete with the following:

Asphalt Concrete.  By weighing, no deduction will be made for the weight of asphalt cement or anti-stripping additive, or by the area of final pavement surface.

Replace the second sentence of item 1 under Asphalt Cement with the following:  Percent of asphalt cement will be determined by ATM 405 or WAQTC FOP for AASHTO T 308.

Add the following paragraph to this subsection: Longitudinal joints.  By the foot.  The distance measured will be in both directions from a longitudinal joint core location to a point equal distant to the next longitudinal joint core.

Replace subsection 401-4.02 with the following:

401-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of each type of asphalt concrete mixture produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 5,000 tons.  The lot will be divided into sublots of 500 tons; each randomly sampled and tested for asphalt cement content, density, and gradation according to this subsection.  If the project has more than 1 lot, and less than 8 additional sublots have been sampled at the time a lot is terminated, either due to completion of paving operations or the end of the construction season (winter shutdown), the material in the shortened lot will be included as part of the prior lot.  The price adjustment computed, according to Subsection 401-4.03, for the prior lot will include the samples from the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1,500 tons and 4,999 tons, the contract quantity will be considered 1 lot.  The lot will be divided into 10 equal sublots and randomly sampled for asphalt cement content, density, and gradation according to this subsection except that outliers and retests will not be allowed.  The lot will be evaluated for price adjustment according to subsection 401-4.03.

For contract quantity of less than 1,500 tons (and for temporary pavement), asphalt concrete pavement will be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the asphalt concrete pavement to the specified depth and finished surface requirements and tolerances.

Any area of finished surfacing that is visibly segregated, fails to meet surface tolerance requirements, or cools to below 150 F before completing compaction, is considered unacceptable per Subsection 105-1.11.

1. 	Asphalt Cement Content.  Samples for the determination of asphalt cement content will be taken from behind the screed before initial compaction, or at the end of the auger.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  At the discretion of the Engineer, asphalt cement content will be determined in accordance with ATM 405 or WAQTC FOP for AASHTO T 308.

2.	Aggregate Gradation.

a.	Drum Mix Plants.  Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a diverter device, from the stopped conveyor belt or from the same location as samples for the determination of asphalt cement content.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  The aggregate gradation for samples from the conveyor system will be determined in accordance with WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, the gradation will be determined in accordance with WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.  Locate diverter devices for obtaining aggregate samples from drum mix plants on the conveyor system delivering combined aggregates into the drum.  Divert aggregate from the full width of the conveyor system and maintain the diverter device to provide a representative sample of aggregate incorporated into the asphalt concrete mixture.

- Batch Plants.  Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  Dry batched aggregate gradations will be determined in accordance with WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, the aggregate gradation will be determined in accordance with WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

3.	Density.  Cut full depth core samples from the finished asphalt concrete pavement within 24 hours after final rolling.  Neatly cut one 6 inch diameter core sample with a core drill from each sublot at the randomly selected location marked by the Engineer.  Use a core extractor to prevent damage to the core.  The Engineer will determine the density of the core samples in accordance with WAQTC FOP for AASHTO T 166/T 275.  Do not core asphalt concrete pavement on bridge decks.  Backfill and compact all voids left by coring with new asphalt concrete mixture within 24 hours.

4.	Retesting.  A retest of any sample outside the limits specified in Table 401-2 may be requested provided the quality control requirements of 401-2.05 are met.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  The Engineer will mark the sample location for the density retest.  The original test results for gradation, asphalt cement content, or density will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample is allowed.  Except for the first lot, gradation or asphalt cement content retesting of the sample from the first sublot of a lot will include retesting for the MSG.

Asphalt cement will be sampled for acceptance testing in accordance with WAQTC FOP for AASHTO T 40 and tested for conformance to the specifications in Section 702.  Three separate samples will be taken, one for acceptance testing, one for Contractor retesting, and one held in reserve for referee testing if applicable.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  Replace the first sentence with the following: The following method of price adjustment will be applied to each type of Asphalt Concrete Pavement for which the contract quantity equals or exceeds 1,500 tons, except as specified in Subsection 401-4.02.

Replace the fifth paragraph with the following: The Engineer will reject asphalt concrete mixture that appears to be defective based on visual inspection.  A minimum of two samples will be collected from the rejected mixture and tested if requested.  If all test results are within specification limits, payment will be made for the mixture.  If any of the test results fail to meet specifications, no payment will be made and the cost of the testing will be subtracted under Item 401(6), Asphalt Price Adjustment.  Costs associated with removal and disposal of the rejected asphalt concrete mixture are subsidiary to the Asphalt Concrete pay item.

Replace the PAB with the following:

PAB = Price Adjustment Base

PAB for Asphalt Concrete with PG 52-28 = $40.00 per ton

PAB for Asphalt Concrete with PG 58-28 = $50.00 per ton

PAB for Asphalt Concrete with PG 64-28 = $55.00 per ton

Asphalt cement will be randomly sampled and tested every 200 tons and evaluated for price adjustment.  If the last sample increment is 100 tons or less, that quantity of asphalt cement will be added to the quantity represented by the previous sample and the total quantity will be evaluated for price adjustment.  If the last sample increment is greater than 100 tons, it will be sampled, tested and evaluated separately.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.

The total asphalt cement price adjustment is the sum of the individual sample price adjustments and will be subtracted under Item 401(6), Asphalt Price Adjustment.

## Table 401-4

## ASPHALT CEMENT PAY REDUCTION FACTORS

## (Use the single, highest pay reduction factor)

|  | #### Spec | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 0 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.1 | 0.25 | Reject or Engr Eval |
| ##### Tests On Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | <3 Pa-s | <3 |  | >3 |  |  |  |  |  |  |
| Dynamic Shear | >1.00 kPa | >1.00 |  | 0.99-0.88 |  |  |  | 0.87-0.71 | 0.70-0.50 | <0.50 |
| Toughness | >110 in-lbs | >93.5 | 90.0-93.4 | 85.0-89.9 | 80.0-84.9 | 75.0-79.9 | 70.0-74.9 |  |  | <70.0 |
| Tenacity | >75 in-lbs | >63.8 | 61.0-63.7 | 58.0-60.9 | 55.0-57.9 | 52.0-54.9 | 48.0-51.9 |  |  | <48.0 |
| ##### Tests On RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | <1.00 % | <1.00 |  | 1.001-1.092 |  |  |  | 1.093-1.184 | 1.185-1.276 | >1.076 |
| Dynamic Shear | >2.20 kPa | >2.20 |  | 2.199-1.816 |  |  |  | 1.815-1.432 | 1.431-1.048 | <1.048 |
| ##### Test On PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | <5000 kPa | <5000 |  | 5001-5289 |  |  |  | 5290-5578 | 5579-5867 | >5867 |
| Creep Stiffness, S | <300 MPa | <300 |  | 301-338 |  |  |  | 339-388 | 389-450 | >450 |
| Creep Stiffness, m-value | >0.300 | >0.300 |  | 0.299-0.287 |  |  |  | 0.286-0.274 | 0.273-0.261 | <0.261 |
| Direct Tension | >1.0 % | >1.0 |  | 0.99-0.86 |  |  |  | 0.85-0.71 | 0.70-0.56 | <0.56 |

# Asphalt Cement Price Adjustment for each sample = 5 x PAB x Qty X PRF

PAB = Price Adjustment Base

Qty = Quantity of asphalt cement represented by asphalt cement sample

PRF = Pay Reduction Factor from Table 401-4

Asphalt cement test results will be reevaluated if requested.  Submit a written request within 14 calendar days of receiving a failing asphalt cement test result.  Include all quality control test results for the project and the test results from an AASHTO accredited laboratory for a separate sample collected at the same time the sample for acceptance testing was collected.  All costs associated with this testing are subsidiary to the Asphalt Concrete pay item.  Accreditation will be in the applicable test methods.  The Engineer will review the data and decide if the price reduction remains.

The Engineer’s decision may be challenged, in which case the referee sample will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  The resulting test results will be binding.  If the sample fails to meet specifications, all costs associated with this testing will be subtracted under Item 401(6), Asphalt Price Adjustment.

The total Asphalt Price Adjustment is the sum of all the price adjustments for each lot.

The longitudinal joint density price adjustment will apply when Asphalt Concrete Pavement quantities are equal to or greater than 1,000 tons.

Add the following subsection:

401-4.04 EVALUATION OF PAVEMENT FOR SMOOTHNESS.

The top layer of asphalt concrete pavement will be measured in accordance with 401-3.15 and evaluated for a smoothness price adjustment.  The Engineer will calculate the smoothness price adjustment as follows:

Smoothness Price Adjustment = PAB x PQ x SF

PAB = Price Adjustment Base (401-4.03)

PQ = Final quantity of Asphalt Concrete Mixture, tons

PrI = Final measured pavement smoothness, inches/mile

SF = Smoothness Factor

If the PQ is less than 1,500 tons, the SF = 0

If the PQ is 1,500 to 5,000 tons, the SF = 0.1333 – (0.01666 x PrI)

If the PQ is greater than 5,000 tons, the SF = 0.0666 – (0.0083 x PrI)

The smoothness price adjustment will be applied under Item 401(6), Asphalt Price Adjustment.

401-5.01 BASIS OF PAYMENT.  Replace the second sentence with the following: Asphalt cement, anti-stripping additives, and tack coat are subsidiary to the asphalt concrete pavement unless specified as pay items.  No payment shall be made for asphalt cement, and asphalt concrete mix made with this cement, if tests of the asphalt cement sampled during production are out of specification.

Replace the fourth paragraph with the following:

Price adjustments will not apply to Temporary Pavement.

Add the following: Payment for furnishing and installing joint adhesive will be paid as 401(9) Joint Adhesive

Payment for infrared joint construction shall include all materials, equipment, and labor to complete longitudinal joints and cracks and will be paid as 401(10) Infrared Joint construction.

Longitudinal joint densities less than 91 percent of MSG, as defined is Subsection 401-3.14, will be measured according with Subsection 401-4.01 and assessed a price adjustment of $1.00 per yard.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

A separate price adjustment for pavement smoothness as measured according with Subsection 401-3.15 will be calculated according with Table 401-4 and applied under Item 401(6), Asphalt Price Adjustment.

Reduction Factor (R) = (Initial PrI-Final PrI)/ Initial PrI

# TABLE 401-4

| Reduction Factor (R) | Adjustment to Item 401(6), Asphalt Price Adjustment, for Pavement Smoothness |
| --- | --- |
| 0.61 to 1 | Add $1000 multiplied by [(R – 0.6)*100] |
| 0.5 to 0.6 | No Adjustment |
| 0 to 0.49 | Deduct $1000 multiplied by [(0.5 - R)*100] but not to exceed $10,000 |

Add the following:

Pay Item No.	Pay Item	Pay Unit

401A(1B)	Asphalt Concrete, Type II, Class B	Ton

Island Lake and Miller Loop Road

401B(1B)	Asphalt Concrete, Type II, Class B	Ton

Sterling Highway

401(9)	Joint Adhesive	Linear Foot

401(10)	Infrared Joint Construction	Linear Foot

SECTION 603

CULVERTS AND STORM DRAINS

Special Provisions

603-1.01 DESCRIPTION.  Add the following: Culvert Repair: This work includes the repair of the existing inlet and/or outlet of identified culverts to the original opening configuration.  Culvert ends shall be cleared of debris to provide proper flow characteristics.

603-2.01 MATERIALS.  Replace the second paragraph with the following:

When Item 603(17), Pipe, is listed in the bid schedule, furnish Corrugated Steel Pipe (CSP), Corrugate Aluminum Pipe, or Reinforced Concrete Pipe.  End Sections for Metal Pipe must be of the same material as the pipe.

- Add the following subsection:

- 603-3.04 CULVERT REPAIRS.  Work shall include repairing the inlet and / or outlet to within +/- 2” of original opening configuration.  Work shall also include the locating of the culvert and the cleaning of the inlet and / or outlet needed to provide proper drainage as directed by the Engineer.

603-4.01 METHOD OF MEASUREMENT.  Add the following:

- Culvert Repairs measured by the number of culverts repaired.

603-5.01 BASIS OF PAYMENT.  Add the following:

Payment for Culvert Repair includes furnishing equipment, labor, tools, and incidentals to provide the preparation, excavation, removal, and disposal of material to complete the work.

Pay Item No.	Pay Item	Pay Unit

603(38)	Culvert Repair	Each

SECTION 608

SIDEWALKS

Special Provisions

608-1.01 DESCRIPTIONS.  Add the following:  This work also consists of reconstructing curb ramps and constructing dowelled curb raised medians in conformance with the Plans.

608-2.01 MATERIALS.  Delete paragraph number 2 and substitute the following:

2.	Asphalt Sidewalk and Asphalt Pathway

Asphalt Cement, PG 52-28		subsection 703-2.01

Aggregate, Type II & III		subsection 703-2.04

Mix Design Requirements (ATM T-17)

Marshall Stability, pounds, min.	1,000

Percent Voids, Total Mix	2-5

Compaction, Blows/side	50

608-3.03 CURB RAMPS.  Delete the second sentence of this subsection.

Add the following:  Remove existing curb ramps and construct new curb ramps according to the details and locations shown on the Plans.  Install composite detectable warning tiles (Armor Tile cast-In-Place In-Line Tactile Panels, manufactured by Engineered Plastics, Inc., or approved tactile warning bumps as shown in the details on the Plans.

Remove and replace existing concrete or asphalt sidewalk/pathway adjacent to the new curb ramps to provide a smooth, stable transition from the existing pedestrian facilities to the new curb ramps.  The replacement sidewalk/pathway shall be made of the same material as the existing facility.  Asphalt and concrete materials used to construct the transition shall comply with the requirements for asphalt sidewalk and concrete sidewalks.

Add the following subsections:

608-3.04 DOWELLED CURB RAISED MEDIAN.  Construct dowelled curb raised median according to the details and locations shown on the plans.  Follow the construction requirements of subsection 608-3.02 Asphalt Sidewalk subsection 609-3.02 Cast-in-Place Concrete Curbing, and Section 301, Aggregate Base and Surface Course.

608-4.01 METHOD OF MEASUREMENT.  Add the following:

Dowelled Curb Raised Median.  By each installation, complete in place.

Delete the Curb Ramp item and substitute the following:

Curb Ramp.  By each installation, complete in place, including resources for removal of existing curb ramps and curb and gutter, construction of the ramp runs, flares, curb and gutter, composite detectable warning tiles and landings to provide a single street-level access.

No measurement shall be made for replacing asphalt and concrete sidewalk sections adjacent to the new curb ramps.  This work is subsidiary to 608(6) within the limits of Project STP-0001(295)/56583.

608-5.01 BASIS OF PAYMENT.  Add the following:

Labor, material, and equipment required to construct Dowelled Curb Raised Median is subsidiary to Item 608(7).

Payment will be made under:

Pay Item No.			Pay Item	Pay Unit

608(7)				Dowelled Curb Raised Median	Each

SECTION 615

STANDARD SIGNS

Special Provision

615-3.01 CONSTRUCTION REQUIREMENTS.  Replace item 7 with the following:

- The Contractor shall notify the Engineer five (5) days before beginning sign salvage activities.  The Engineer will identify those signs to be salvaged.  The Contractor shall disconnect each sign panel the Engineer indicates to be salvaged from the post.  Panels will be neatly stacked in a pile and posts and associated hardware in another pile.  The salvaged material shall then be inspected and approved by the Engineer.  If panels, posts, or hardware are damaged the Contractor shall replace such items at no additional cost to the Department.  The Contractor shall deliver salvaged material to the State Maintenance Yard.

Signs designated for removal but not selected for salvage shall be removed and disposed.

The Contractor shall dispose of foundations from salvaged signs in a manner approved of by the Engineer.  If foundations are to be abandoned in place the Contractor shall remove the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than 300 millimeters below roadway subgrade or unimproved ground, which ever applies.

615-3.02 SIGN PLACEMENT AND INSTALLATION.  Add the following:  Do not remove existing signs unless authorized by the Engineer.

615-4.01 METHOD OF MEASUREMENT.  Add the following to the first paragraph:  concrete used for sign bases is subsidiary to other work under this section.

615-5.01 BASIS OF PAYMENT.  Add the following: Work for keeping existing signs in service until no longer required by the Department, or temporarily relocating existing signs, will be subsidiary to Item 615(1), Standard Sign.

Payment for removal of existing signpost foundations, or work required to abandon them in place, shall be subsidiary to Item 615(1), Standard Sign.  (11/06/02)R50USC02

Salvage of existing sign panels will be subsidiary to Item 615(1), Standard Sign and Item 615(8), Replace Sign Panels.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

# 615(8)	Replace Sign Panels	Square Foot

# SECTION 616

THAW PIPE AND THAW WIRES

Special Provisions

616-3.01 THAW PIPE.  Add the following:  Install thaw pipe only in metal culverts, not in polyethylene pipes.

# Use standard single wall thaw pipe.

# SECTION 618

# SEEDING

# Special Provisions

618-1.01 DESCRIPTION.  Add the following: Seed new or disturbed slopes, ditches, and other areas directed by the Engineer.  Track the soil and apply seed, mulch, fertilizer, and water.  Provide a living ground cover on slopes as soon as possible.

618-2.01 MATERIALS.  Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

618-3.01 SOIL PREPARATION.  Add the following: Apply seed as detailed in subsection 618-3.03 immediately after the shaping of the slopes.  Prepare slopes for seed by "walking" a dozer transversely up and down the slopes, or by grading with a scarifying slope board, as determined by the Engineer.  The resultant indentations shall be perpendicular to the fall of the slope.  Rounding the top and bottom of the slopes is acceptable to facilitate tracking and to create a pleasing appearance, but do not disrupt drainage flow lines.

618-3.02 SEEDING SEASONS.  Add the following:  Seeding shall be performed between May 15 and August 15.

618-3.03 APPLICATION.  Add the following: Apply seed, mulch, and fertilizer to areas as follows.  Apply seed and mulch in one application if using the hydraulic method.  Apply fertilizer with the hydraulic method.

| Seed Mix | Component | Ingredients | Application Rate (per MSF) |
| --- | --- | --- | --- |
| Type A | Seed | Slender Wheatgrass (Wainwright) Red Fescue (Arctared) Annual Ryegrass (Lolium) | 0.50 lbs. 0.40 lbs. 0.10 lbs. Total = 1.00 lbs |
|  | Soil Stabilizer Slope ≤ 3:1 Slope >3:1 | Mulch Mulch with tackifier | 46 lbs. 45-58 lbs. |
|  | Fertilizer | 20-20-10 | 12.0 lbs. |

Do not remove the required tags from the seed bags.

Upon the Engineer’s approval, Nortran Tufted Hairgrass may be used as a substitute for Slender Wheatgrass (Wainwright) if Slender Wheatgrass (Wainwright) is commercially unavailable.  If this substitution is made, apply at the same application rate.

618-4.01 METHOD OF MEASUREMENT.  Add the following: The amounts of fertilizer, mulch, and water for application used in this work, including any required reseeding, are subsidiary to other 618 items.

618-5.01 BASIS OF PAYMENT.  The work described under subsection 618-3.01 Soil Preparation is subsidiary to seeding.

Water required for the hydraulic method of application is subsidiary to seeding.

(11/06/02)R52USC

Delete this Section in its entirety and substitute the following:

SECTION 639

DRIVEWAYS

# Special Provisions

639-1.01 DESCRIPTION. Construct approaches, residential or commercial driveways at the locations shown in the Plans.

639-2.01 MATERIALS. Use materials that conform to the standards for the main roadway.

639-3.01 CONSTRUCTION. Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT. By the number of driveways and approaches constructed as shown on the Plans or as directed. Pavement removal and excavation required beyond the limits of the adjacent mainline will be subsidiary.

639-5.01 BASIS OF PAYMENT.  At the contract unit price shown in the bid schedule. The contract unit price for driveways and approaches shall be full compensation for furnishing equipment and labor necessary to complete the work as specified.

Materials required to construct driveways and approaches will be paid for separately under the respective items listed in the bid schedule.

Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 items. (05/09/02)R58M98

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

639(3)	Public Approach	Each

639(4)	Driveway	Each

# SECTION 641

## EROSION, SEDIMENT, AND POLLUTION CONTROL

Special Provisions

641-1.03 SUBMITTALS.  Replace the first sentence in the second paragraph with the following: The Department will review the above submittals within 14 working days.

641-3.01 CONSTRUCTION REQUIREMENTS.  Replace the first sentence with the following: Do not begin ground-disturbing work until the Engineer notifies the Contractor that 7 days have passed since the NOI’s were posted on the U.S. EPA website.

## SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

Special Provision

642-3.01 GENERAL.  Add the following after Item 10:

11.	Measure and document the actual intersection sight triangles for public intersections.  List the actual sight distance available up to 600 feet.  Note locations with greater than 600 feet of sight distance as “600+”.  Measure sight distance triangles as shown in Figure 1190-1 of the Highway Preconstruction Manual by setting up an instrument at the driver’s eye location.  Certify and record the results on standard “letter” size paper and provide it to the Engineer at least 2 weeks before submitting shop drawings for permanent signing.  Provide an additional copy to the Regional Traffic Engineer.  (05/16/03)R269USC

Replace the last sentence of the second to the last paragraph with the following: The notekeeper shall be thoroughly familiar with generally accepted standards of good survey notekeeping practice and the Department’s Construction Surveying Requirements (English).

Add the following: Before any work on the project, stake and reference the construction centerline horizontally and vertically.  Reference the existing centerline at 100 feet intervals on tangents, and 50 feet intervals on curves, super elevations, transitions and cross-slopes.  The reference stake shall be a minimum of 2 inches x 2 inches by 2 feet and shall show the offset distance to centerline and the station from the beginning of the project.

Install a reference sign every 500 feet.  These reference signs shall meet the following requirements:

1.	mounted a minimum of 5 feet above the shoulder,

2.	located a minimum of 10 feet from the edge of shoulder,

3.	marked with the station from the beginning of the project, in 5 inches high black lettering on an orange background.

Reference the beginning and ending points of the no-passing zones in a separate field book.

642-3.03 MONUMENTS.  Replace the second sentence in the first paragraph with the following:  Reference property markers/corners, monuments, or accessories that may be disturbed or buried during construction.  Prepare and submit Monuments Record Forms in the appropriate Recorder’s Office before disturbing monuments.  Monument Record Forms may be obtained from the Engineer.  Reestablish monuments in their original position before the completion of the project.  Then prepare and file a Monument Record Form for each reestablished monument.  (05/16/03)R269USC

642-5.01 BASIS OF PAYMENT.  Replace the last sentence of the first paragraph with the following: Work associated with preparing and recording the Monument Record Forms is subsidiary to Item 642(9) Reference Existing Monument.  Payment for Item 642(9) will not be credited to the Contractor until the Monument Record Forms are prepared and recorded in the local Recorder’s Office.

(05/16/03)R269USC

SECTION 643

#### TRAFFIC MAINTENANCE

#### Special Provisions

643-1.03 TRAFFIC CONTROL PLAN.  Replace the last paragraph with the following: The Contractor may request in writing a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project.  Movements of oversize and overweight vehicles in or near traffic within the project limits will be done according with the provisions of an approved Traffic Control Plan.  A minimum 12 feet lateral separation shall be maintained between the non-street legal vehicles and the motoring public.  The Traffic Control Plan shall specify the traffic control devices that will be required for these operations.

643-2.01 MATERIALS.

Add the following:

- Flexible Markers.  Refer to subsection 606-2.01 Materials.

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:

Whenever construction activity encroaches onto the safe route in a traffic control zone, the Contractor shall station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

643-3.04 TRAFFIC CONTROL DEVICES.  Add the following to 1.  Embankments.: Close trenches and excavations at the end of each continuous work shift.

Add the following to 3.  Fixed Objects.: At the end of each continuous work shift remove obstructions greater than 3 inches above the nominal foreslope grading.

643-3.05 AUTHORITY OF THE ENGINEER.  Add the following after the second sentence:  In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT.  Add the following Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING.  Delete the last sentence and substitute the following: Only on the Sterling Highway portion of the project, unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic during the times listed below.

Around any holiday:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 1200 on the Friday before the holiday to 0300 on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply from 1200 on the Tuesday before the holiday to 0300 on the Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 1200 on the day before the holiday to 0300 on the Monday after the holiday.

The Contractor will be allowed to restrict traffic for milling and paving operations between the hours of 2000 to 0600 Sunday through Thursday.

The Contractor shall be allowed to operate traffic on milled surfaces for 7 days.

Add the following: The Contractor shall make every effort not to delay school buses through the construction work zone.

Lane restrictions, if allowed, shall be conducted so that no more than a 10 minute accumulated delay is encountered by a waiting motorist through the entire length of the project, except during paving operations when 20 minutes delay will be allowed for motorists except school buses.  If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

643-4.01 METHOD OF MEASUREMENT.  Under item 6 “Interim Pavement Markings,” delete the second paragraph.

Add the following: No measurement required to provide a 24 hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  Work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

643-5.01 BASIS OF PAYMENT.  Add the following:

The Engineer will not require a change order/directive will for the traffic control devices pay item.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $5.00 |
| Special Construction Sign | Square Foot | $20.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion / ET-2000 LET | Each | $3,000.00 |
| Pilot Car | Hour | $65.00 |
| Watering | M-Gallon | $ 20.00 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Foot | $2.50 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Foot | $1.15 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Foot | $1.25 |
| Temporary Guardrail | Foot | $21.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Foot Foot Each Each | $0.30 $0.65 $0.75 $40.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $36.00/hour.  The Engineer does not require a change order/directive for the flagging pay item.

No payment compensation will be made for, nor will the contract time be extended for delays resulting from incomplete, incorrect, or inadequate calculations, plans, or installation procedures.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

(11/29/01)  R222M98

#### SECTION 644

#### SERVICES TO BE FURNISHED BY THE CONTRACTOR

Special Provisions

644-2.01 FIELD OFFICE.  Delete the third fifth and seventh sentences of the first paragraph and the second paragraph in this subsection and substitute the following: Meet the following office requirements:

1.	A minimum of 1,000 square feet of floor area.  Divide the office area so that it contains an office room separated by a closable door.  The office room shall have a minimum of 40 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	A minimum of two electrical outlets.

4.	Adequate parking for a minimum of 5 vehicles, with one disability parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

5.	Provide attached indoor plumbing with sanitary lavatory facilities and potable drinking water.

6.	Three telephone lines available at the project location.

7.	Located within 5 miles of the project.

8.	Provide one move in and one move out for state office furniture and equipment.

644-2.05 VEHICLES.  Delete first sentence in the first paragraph and substitute the following: Furnish and maintain full-size four-wheel drive pickups or sport utility vehicles for exclusive use of the Department throughout the project.

Add the following: Equip vehicles with flashing beacons and CB radios.

644-4.01 BASIS OF PAYMENT.  Add the following: Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid separately.  Those items are subsidiary to Item 644(2) Field Laboratory.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

644(7A)	Vehicle	Each

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE.  Delete this subsection in its entirety and replace with the following:  Submit a detailed draft CPM schedule at the preconstruction conference for the Engineer’s approval.  The finalized CPM schedule must be completed and accepted before any work being done on the project site.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.  Delete item 2.  60-Day Preliminary Schedule.

(3/12/01)R261M98

Add the following Section:

## SECTION 647

## EQUIPMENT RENTAL

Special Provisions

647-1.01 DESCRIPTION.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment for example, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall be according to the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED.  In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at times and places as the Engineer may direct.

Equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

Equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  Personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, the Contractor shall furnish, without direct compensation, transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS.  The performance of the work shall be according with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

647-4.01 METHOD OF MEASUREMENT.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas according with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment. Travel time to or from the project, will not be authorized for payment.

647-5.01 BASIS OF PAYMENT.  Payment for Item 647(2) will be paid on a contingent sum basis at the rate of $125/hour on a per hour basis at the rate shown on the bid schedule.  This shall be full compensation for furnishing, operating, maintaining, servicing, and repairing the equipment, and for incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not be entitlement to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

647(2)	Wide Pad Dozer, 65-hp Minimum	Contingent Sum

(11/12/98)R15M98

# SECTION 660

## SIGNALS AND LIGHTING

Special Provisions

660-2.01 MATERIALS.  Delete subitem a under item 1.  Equipment List(s) and Drawings.  and substitute the following:

a.	Materials on the Approved Products List: The Approved Products List does not apply to the 660 items.  Provide catalog cuts of materials to the Engineer for review and approval.

2. 	As-Built Plans.  Add the following to the last paragraph.  The Engineer will deliver one copy each to State Maintenance and Operations; Technical Services; and attach the appropriate sheets of the last set in clear plastic envelopes to the inside of each controller assembly and load center.

660-3.01 GENERAL. 6. Salvaging or Reusing Electrical Equipment. Add the following: Deliver the salvaged materials undamaged to the State Maintenance Yard at

46445 Sterling Highway in Soldotna, Alaska.  Notify Brian Gabriel, Electrician,

or Carl High at 262-2199 one-week before the planned delivery date.

660-3.02 FOUNDATIONS.  Under item 1.  Cast-in-Place Foundations., add the following to the first paragraph:  Locate the tops of traffic signal post and pole foundations flush with the adjacent finished:  walkway, shoulder, or surrounding ground.

Under item 1.  Cast-in-Place Foundations., add the following to end of the second sentence in subitem c: “using selected material, type A that passes through a 3-inch sieve”.

Under item 1.  Cast-in-Place Foundations., delete the second sentence of subitem f and substitute the following: Before placing the form or reinforcing steel cage, remove loose material to ensure the foundation rests on firm, undisturbed ground.

Under item 1.  Cast-in-Place Foundations., in the second sentence of subitem i delete “before grouting.” and substitute ”before attaching the skirt.”.

Under item 1.  Cast-in-Place Foundations., in the first sentence of subitems j and k, delete “concrete pile caps” and substitute “foundations”

Under item 1.  Cast-in-Place Foundations., add the following item after item k:

- Attach a 4 AWG, bare, solid copper wire as a grounding electrode conductor to the #4 spiral bar in the reinforcing steel cage.  Use an irreversible compression connector or cadweld to make the attachment.  Protect the attachment during concrete placement.  In foundations that lack reinforcing steel cages, install 21 feet of coiled 4 AWG, bare, solid copper wire as the grounding electrode.  Route the conductor to protrude near the top, center of the foundations. Slide a minimum 6-inch long, non-metallic, protective sleeve over the conductor.  Allow one inch of the sleeve and two feet of conductor to protrude from the foundations.

2.   	Pile Foundations.  Piles will not be used for Electroliers on this project.

660-3.03 CONDUIT.  Delete the second sentence in the first paragraph and substitute the following: Use galvanized conduit and fittings that are rigid metal type and manufactured of mild steel or wrought iron for raceways, including bored casings.  Install conduits along the routes detailed in the Plans.  When the routing is not shown in the Plans, route conduits as directed by the Engineer.

Delete item 1 and substitute the following:

1.	When the Plans specify installing rigid non-metallic conduit, install rigid metal conduits in the following locations:  in structures and foundations, between a load center and the nearest junction box, and on the surfaces of poles and other structures.

Delete item 2 in its entirety.

Delete item 6 and substitute the following:

6.	Install rigid metal conduit under pavements that will not be overlaid by jacking them under pavements up to 30 feet wide and under pavements greater than 30 feet wide by boring or drilling methods.

Delete “non-metallic” in item 8.

Delete item 9, and substitute the following

9.  	Position conduit ends in junction boxes to provide clearances of at least 2-1/2 inches around 2-inch conduits and at least 2-inches around conduits larger than two inch.

Add the following to subparagraph 11, Provide enough clearance between conduits, including protective sleeves, to ensure grounding bushings can be installed on conduits.

660-3.05 WIRING.  Add the following line to Table 660-1 under subitem a. of item 9.  :

| # LOOP DETECTOR NUMBER | # COLORED PAIR |
| --- | --- |
| Usually a spare pair | Orange and Black |

Delete items 11 and 12 in their entirety and substitute the following:

11.	Encapsulate illumination cable splices in rigid 2-piece plastic molds filled with an insulating and sealing epoxy resin.  Furnish molds large enough to complete the splices and encase the cable jackets in the epoxy resin. Furnish molds rated for 600 volts AC operation and feature fill and vent funnels for epoxy resin. Fill the splice mold bodies with epoxy resin that is resistant to weather, aromatic and straight chain solvents, and which will not sustain combustion.

- 12.	Encapsulate loop lead-in and telemetry cable splices in rigid, transparent, PVC molds filled with re-enterable polyurethane electrical insulating and sealing compound.  Furnish splice kits rated for 1000 volts AC operation and direct burial.

Provide re-useable four piece molds that are held together with stainless steel hose clamps.  Two pieces form a cylinder and two flexible end caps seal the ends and allow the conductor entry.  Use molds with dimensions suitable for the splice made, encase the cable jackets, and have fill and vent funnels.

Insert a loose woven polyester web that allows a full ¼ inch of insulating compound to flow between the splice and the inside of the mold.  Fill the PVC molds with re-enterable polyurethane electrical insulating and sealing compound that cures transparent, is nontoxic, is non-corrosive to copper, and does not support fungi or mold growth.

Add the following items:

- 18.  	Retrofit reused poles with new tap wires, fused disconnect kits, and fuses.

- 19.  	Whenever conductors can not be terminated as specified in the Plans in circuit breakers due to their size, splice a piece of #8 AWG power conductor onto the end of each conductor using an overlap type, irreversible compression connector.  Insulate the splice with heat shrink tubing. Complete the splice in the space between the top of the load center foundation and the bottom of the cabinet. Limit the length of the #8 AWG conductor to 5 feet.

660-3.06 BONDING AND GROUNDING.  Delete this subsection and add the following: Bond and ground branch circuits according to the NEC and the following requirements.  Make non-current carrying but electrically conductive components, including: metal conduits, junction box lids, cabinets, transformer cases, and metal posts and poles, mechanically and electrically secure to an equipment grounding conductor.  Make fixtures mounted on metal poles, including signal components and luminaires, mechanically and electrically secure to the pole.

Install grounding bushings with insulated throats on the ends of metallic conduits.  Use malleable iron or steel bushings with a mechanically galvanized or zinc plated finish and a locking stainless steel or brass mounting screw.  Grounding lugs shall either be an integral part of the bushing or consist of an attached tin-plated copper saddle.  Grounding lugs shall feature a stainless steel screw, the centerline of which falls within 20 degrees of conduit centerline.

Install a bare stranded copper wire for the equipment grounding conductor in conduits, except those conduits installed for future use.  Install size 8 AWG conductors, except in those conduits that contain circuit conductors larger than 8 AWG. In this case, install a wire equal in size to the largest circuit conductor.  Attach the grounding conductors to the grounding bushings, leaving 12 inches of slack between each bushing.  Connect grounding conductors together using irreversible compression type connectors to form a fully interconnected and continuous grounding system.

Retrofit existing spare conduits that will contain new cables exclusively with new grounding bushings.  When the Plans require installing or removing conductors from existing conduits, retrofit them with new grounding conductors sized according to the preceding paragraph.

Bond junction box lids to the grounding conductor using copper braid with a cross-sectional area equal to an 8 AWG conductor.  Connect bonding jumpers to the grounding conductors using irreversible compression type connectors.  Replace missing or damaged conduit and junction box lid bonding jumpers.

Join the equipment grounding conductors from the conduits to the 4 AWG grounding electrode conductor using irreversible compression connectors at Portland cement concrete foundations.  For pile foundations, attach the equipment grounding conductor from the conduit to the pile cap adapter with a listed mechanical grounding connector.

When installing signal poles, signal posts, and lighting standards with frangible coupling bases, run a four feet long grounding conductor from the grounding bushing on the conduit to the grounding lug located in the hand hole of each pole.

Bond slip-base type standards and pedestals by using 2 conductors from the conduit, one attached with a ground rod clamp to an anchor bolt and the other connected to the grounding lug located in the hand hole of each pole.

Ground one side of the secondary circuit of a transformer.

Install a ¾ inch by 10 feet copper clad ground rod inside each controller cabinet foundation and a 6 AWG bare stranded copper wire for the grounding electrode conductor.

660-3.09 MAINTAINING TEMPORARY AND EXISTING ELECTRICAL SYSTEMS.  Delete this subsection in its entirety and substitute the following: This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the Contract.  The work includes: locating, repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned according to the following specifications.

If electrical systems are not maintained as specified herein, the Engineer will adjust payments according to subsection 643-3.06, Traffic Price Adjustment.

At the Pre-construction Conference, furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities. Make this person available at all times until the date of Acceptance for Traffic and Maintenance and provide labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When beginning work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include replacing defective equipment or repairing damage before transferring maintenance responsibility. Therefore, before starting work on the project, the Contractor shall inventory the condition of the existing equipment and document damaged and defective equipment, which the Engineer will inspect with the Contractor.  If work begins before providing the Engineer with an inventory, the Contractor waives the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep components of the existing and temporary electrical systems fully operational during the progress of the work, except when the Engineer allows shutdowns to alter or remove the systems. The Engineer will consider these systems fully operational when he finds no damaged or defective equipment in service, components are clean, located, and aligned as specified herein, and photoelectric controls operate the lighting systems.  The State will pay for electricity used to operate the systems, if the public benefits from their operation.  Furnish replacement equipment compatible with equipment used in the Central Region.

Begin work to repair, replace, adjust, realign, clean, and/or relocate components of an affected system within one hour when ordered by the Engineer. If work is not completed, the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor.

Locate existing conduit runs, buried cables, junction boxes, and underground utilities before starting work that may damage these facilities or interfere with these systems.

660-5.01 BASIS OF PAYMENT.  Add the following.

Item 660(11), Traffic Loop.  Include cost associated with installing each Loop Detector in the price bid for each loop regardless of tail length.work associated with installing loop detectors is subsidiary to Item 660(11), this includes, but is not limited to aggregate base course and tack coating.  Include labor equipment, and materials need to:

- Construct and test each loop.

- Saw cut existing asphalt pavement, removing, and disposing of asphalt from within the sawcut.

- Dig a trench in the crushed aggregate base, installing the loop, and cutting a hole in the adjacent junction box.

- Repave the areas cut out to get the loops installed.

- Complete splices, and label loop tails.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

660(17)	Traffic Signal Modifications at Homer Bypass	Lump Sum

and Lake Street

Add the following:

## SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

669-1.01 DESCRIPTION.  This work shall consist of furnishing and installing two Automated Traffic Recorder (ATR) piezoelectric sensors.

An Automated Traffic Recorder (ATR) station is a vehicle detection system and may contain a traffic volume counter, an Automated Vehicle Classifier (AVC), a weigh in motion (WIM) sensor system and/or other equipment.  ATRs are operated and maintained by personnel of the Highway Data Section (HDS); main office located at 2200 E. 42nd Ave., Anchorage, Alaska 99515, phone (907) 269-0876.

A typical AVC consists of inductive loop and piezoelectric sensors connected to a traffic counter.  In each traffic lane, two inductive loops are separated by a specific travel distance and buried beneath the pavement.  A single piezoelectric sensor is located between them, embedded in the pavement surface.  Lead wires run in underground conduit from the sensors to a type CBA2 cabinet located at the side of the road.  Inside the type CBA2 cabinet, the lead wires connect to the traffic counter.  The traffic counter detects the presence and speed of passing vehicles from inductive loop signals.  The traffic counter detects axle number and center-to center axle spacing from piezoelectric signals.  The traffic counter processes the information of presence, speed and axle passage to classify the number and type of vehicles, which is stored for later retrieval.

The locations of traffic detection sensors shown on the plans are approximate and the Engineer shall establish the exact locations in the field.

A general description of the Automate Traffic Recorder on the project is as follows:

H1:  Sterling Highway Milepost 174, CDS Milepoint 5.67, N5938’31” W15132’24”, AVC, 2 lane vehicle sensor array with 2 Presence Loops and 1 Piezoelectric sensor per lane, existing CBA2 cabinet with electrical and telephone service.

The contractor shall completely remove and replace the existing piezoelectric sensors.

The Contractor shall supply and install the piezoelectric sensors as shown on the plans.  The Contractor shall use the existing Junction Boxes, Control Cabinet and connecting conduit in place for replacement of the piezoelectric sensors.  The Contractor shall install Piezoelectric Sensors in the surface of the new pavement by sawcutting as shown on the Plans.  The Contractor shall provide the ATR traffic counter manufacturer’s representative to observe and approve the installation of the piezoelectric sensors.

The Contractor shall be entirely responsible for any loop sensors or other ATR equipment that is damaged in the course of work on this project.  ATR equipment that is damaged in the course of work on this project shall be replace at the Contractor’s expense.

669-1.02 REGULATION AND CODE.  Materials and workmanship shall conform to the standards of the Underwriter’s Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

Electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01 MATERIALS.  Materials provided for the work shall be new, unless otherwise stated, and shall meet the following requirements:

- Wiring.  Wiring shall be installed according to subsection 660-2.09(A), Wiring.  Single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.  Wires and cables must be home run labeled in each junction box and cabinet; for example, W1SLA (for wire) and GaSLA (for cable) as shown on the Plans.

- Conduit.  Conduit shall be installed according to subsection 660-2.05, Conduit. Conduit, except for PVC conduit forming the inductive loops, shall be galvanized rigid metal.  Ground bushings shall be plastic-sleeved to minimize the potential for insulation damage during wire pulls.

- Junction Boxes.  Junction boxes shall be installed according to subsection 660-2.06, Junction Boxes.  The covers of junction boxes used for loops or sensor wires shall be labeled 'TRAFFIC'.  The covers of junction boxes used to provide electrical service to ATR installations shall be labeled ‘ELECTRIC’.  Junction boxes for 120/240 electrical service shall be kept completely separate from junction boxes containing loop or sensor wiring.

- Piezoelectric Sensors.  Piezoelectric sensors shall meet the following requirements:

a.	Functional Class.  The piezoelectric sensors shall be Class II type.

b.	Center Core.  The piezoelectric sensors’ center cores shall be 16 gauge, flat, braided, silver plated copper wire.

- Piezoelectric material.  The piezoelectric sensors’ piezoelectric material shall be highly compressed piezoelectric copolymer, P(VDF-TrFE).

- Outer Sheath.  The piezoelectric sensors’ outer sheaths shall be 1/64” thick brass, CDA-260 ASTM B 587-88.

- Dimensions.  Unless shown otherwise on the plans, the piezoelectric sensors shall be 10 ft. long, ¼ inch wide, and 1/16 inch thick;.005”.

- Insulation resistance.  The piezoelectric sensors’ insulation resistance between core and shield shall be greater than 500M ohms.

- Piezoelectric Coefficient.  The piezoelectric sensors’ piezoelectric coefficient shall be greater than or equal to 20 pC/N – nominal.

- Passive Signal Cable.  The piezoelectric sensors’ cables shall be RG 58 or electrical equivalent with a direct burial rated outer jacket.  The nominal capacitance of the cable shall be 89 pF/m.

- Installation Bonding Agent.  The piezoelectric sensors’ bonding agent shall be AS475 Methyl Methacrylate grout.

669-3.01 CONSTRUCTION REQUIREMENTS.

1.	Wiring.

a.	Referenced Requirements.  Wiring shall be installed in according to subsection 660-2.09(A), Wiring.

b.	Termination.  At junction boxes, unused pairs shall be terminated within splices.  AT cabinets, unused pairs shall be terminated to a terminal block.  At terminal blocks, conductors, including unused spares, shall terminate and be soldered to “spade” type terminal lugs.

c.	Relief.  Wiring shall have at least 2 foot slack cable in each junction box and at least 6 foot of slack cable available in the equipment cabinet before entering the terminal block

d	Labeling.  Wiring shall be labeled in at junction boxes and at terminal blocks.

2.	Conduit.

a.	Referenced Requirements.  Conduit shall be installed in according to subsection 660-3.03, Conduit, or as indicated on the Plans.

b.	Pull Cords.  Nylon pull cords shall be left in conduits larger than 1 inch and in spare conduits.

c.	Bushings.  Plastic or plastic-sleeved bushings shall be in place before wire pulls are performed.

3.	Junction Boxes.

a.	Referenced Requirements.  Junction boxes shall be installed in according to subsection 660-3.04, Junction Boxes or as indicated on the plans.

b.	Voltage Limitation.  Junction boxes used for ATR installations shall not contain any wiring of systems at or greater than 24V or conduits carrying wiring of systems at or greater than 24V.

4.	Piezoelectric Sensors.

a.	Manufacturer’s Recommendation.  Piezoelectric sensors shall be installed according to AVC equipment and piezoelectric sensor manufacturer’s recommendations.

b.	Traffic Counter Manufacturer Participation.  The Contractor shall provide an ATR traffic counter manufacturer’s representative to observe and approve the installation of the piezoelectric sensors.

The ATR traffic counter manufacturer is:

PEEK Traffic Inc.

1500 N. Washington Blvd.

Sarasota, FL 34236

Voice: (800) 245-7660

Fax: (941) 365-0837

c.	Placement Design Adherence.  The Plans are not schematics: installation of the piezoelectric sensors shall closely conform to the location and layout of conduit runs shown in the Plans.

d.	Sawcut Requirement.  Piezoelectric sensors shall be installed in sawcut slots in final pavement.  “Blockouts” shall not be used.

e.	Coaxial Cable.  Coaxial cables shall be run to the equipment cabinet without splices and terminated on the specified terminal block with at least 6 feet of slack cable available in the equipment cabinet before entering the terminal block.

f.	Lead-in Conduit.  Lead-in conduit from edge of pavement to the piezoelectric sensors shall be straight and perpendicular to the centerline of the road.  Lead-in conduits for piezoelectric sensors shall be installed and capped at the sensor end with tape or sealant before paving.  Lead-in conduits shall extend beyond the edge of the pavement.  Lead-in conduit runs to junction boxes and cabinets may be completed before or after paving.

g.	Piezoelectric Sensor Alignment.  Unless otherwise noted, Piezoelectric Sensors shall be centered in the traffic lane plus or minus 1 inch ( inch) tolerance.

h.	Piezoelectric Sensor alignment for Shouldered Lanes.  Piezoelectric Sensors in Shouldered Lanes shall be offset from centerline toward the outside shoulder.  Piezoelectric Sensors in Shouldered Lanes shall extend 1 foot beyond the fog line plus-or minus 1inch (inch) tolerance.

i. 	Piezoelectric Sensor Interval.  Unless otherwise noted, each piezoelectric sensor shall be centered in the travel interval between the sensor’s adjoining inductive loops.  Piezoelectric sensor placement shall be plus-or minimum ( inch) tolerance.

- Piezoelectric Sensor Replacement In Existing Pavement.  Piezoelectric sensors and epoxy to be replaced shall be completely removed by sawcutting.  Sawcuts for piezoelectric sensor removal shall be straight and square.  Sawcut slots resulting form piezoelectric sensor removal shall be filled with the same type epoxy as used to install piezoelectric sensors.  Epoxy patched sawcut slots shall be formed by grinding to match the pavement surface profile.

Replacement piezoelectric sensors shall be centered 1 foot from the original location of removed sensors, offset tin the direction opposite of lane traffic flow.

k.	Piezoelectric Sensors in New Asphalt.  Piezoelectric sensors installed in new asphalt pavement shall be installed only after final paving and three day’s normal traffic use of the particular section of road.

5.	Asphalt Pavement Smoothness.  There shall be no transverse seams, joints or roughness within 50 feet of any inductive loops place in asphalt pavement section.  The finished surface of the asphalt shall be tested with a 10 foot straight edge.  The surface shall not vary more than ¼ inch from the lower edge of the straightedge within 50 feet of sensors at the ATR installations.  At the discretion of the Engineer, a profilograph equipped with a chart recorder shall be run along each wheelpath of each lane.  The profilograph will be supplied by the Highway Data Section and shall be operated by Contractor personnel.  Each profilogram shall extend 50 feet beyond either end of the ATR installation.  The asphalt surface as recorded by the chart recorder shall vary not more than ¼ inch with in a 10 foot distance.

6.	Field Inspection.  Before piezoelectric sensors, the Contractor shall notify the Engineer.  Notification shall be given in writing, through the Project Engineer, a minimum of 3 working days before installation (excluding Saturday, Sunday and State or Federal Holidays).  The Engineer shall be present to approve the installation before the final burial or encasement.  Any unacceptable installations shall be corrected and re-inspected for completeness before burial or encasement.  Any installation buried or encased without approval by the Engineer shall be uncovered, removed, and/or replaced at the Contractor's expense.  Any expense or delay in the project scheduling will be the responsibility of the Contractor.

669-3.02 ACCEPTANCE TESTING.  The Contractor shall perform acceptance testing on ATR installations.

1.	General Tests.  The Contractor shall perform tests on the ATR installations according to subsection 660-3.01 Item.7 Field Tests.

2.	 AVC Acceptance Tests.

a.	Scope and Governance.  In addition to the General Tests, the Contractor shall perform Acceptance Tests on AVC installations.  AVC Acceptance tests govern acceptance or rejection of the AVC installation.

b.	Manufacturer Participation.  Acceptance tests shall be observed and assisted by the AVC counter manufacturer’s representative, or an AVC counter manufacturer-certified installation technician.

c.	Engineer Participation.  The Engineer shall be on site during final acceptance testing.  The Contractor shall provide documentation of the test vehicle’s gross weight and measured axle spacing to the Engineer before testing.  The Engineer must approve the test vehicle before testing.  The Engineer must approve the scheduling of data sampling and testing for each lane before testing.

d.	Results Certification.  The Engineer shall certify in writing when the installation has met the accuracy requirements of the acceptance tests.

e.	Acceptance Test Procedure.  The Contractor will perform the Acceptance Tests as follows:

The Contractor shall acquire a set of test data for the AVC sensor array.  Test data shall be obtained by passing a test vehicle over the AVC sensors in each lane.  Test data shall consist of 10 valid samples per lane of the test vehicle.  Test data samples will include FHWA class designation and computed axle spacing for each sensor pass.

To be considered valid, sample data must be obtained under the following conditions:

I.	The test vehicle must maintain good lane discipline while traversing the entire sensor array.

II.	The test vehicle must maintain a constant speed, between 40 mph and the maximum speed limit, while traversing the entire sensor array.

III	Data for a particular lane must be acquired using the same vehicle.

VI.	Sample data must be from successive sensor passes of the test vehicle.  Data may not be omitted or included out of order for any 10 samples.

f.	Accuracy Requirement.  The Automated Vehicle Classifier must meet the following requirements in each lane:

I.	The AVC system correctly assigns FHWA class designation for 9 out of 10 successive sensor passes of the test vehicle.

II.	The AVC system computes axle spacing to within 6 inches of the actual measurements, for 9 out of 10 successive sensor passes of the test vehicle.

g.	Test Vehicle.  The Contractor shall provide and arrange for the test vehicle and drivers as needed for the acceptance testing.  The test vehicle shall be a three axle, ten wheel, single unit vehicle (FHWA Class 6).

h.	Class 6 Vehicle.  The Class 6 vehicle shall meet the following requirement:

I.	spacing between steering axle and the drive axle group of 11.5 to 23 feet.

II.	spacing between the drive axles of 3.5 to 6 feet.

i.	Vehicle Loading.  The Contractor shall ensure that the test vehicle is loaded with non shifting material to a minimum of 50% of legal load during testing.

j.	Tire Inflation.  The Contractor shall ensure that tires on the test vehicle are inflated to recommended pressures during testing.

k.	Reference Weighing Method.  The gross weight of the test vehicle and the weight of the test vehicle’s axle groups shall be determined by weighing on a static scale at a scale house operated by the State of Alaska Department of Commerce, Division of Weights and Measures.

An axle group is defined as any two ales whose centers are within 8 foot of each other.  A class 6 test vehicle has two axle groups.

669-3.05 DELIVERABLES.  Deliverables shall be submitted to the Engineer before final approval of the work or as otherwise called for herein.

1.	Materials Submittal.

a.	Format and Contents.  The Contractor shall provide a Materials Submittal of proposed equipment and materials for the ATR installations.  The Materials Submittal shall consist of three collated copies of an equipment and materials portfolio.  Each identical portfolio shall contain information of sufficient detail to determine the suitability of the equipment and materials proposed.

b.	Table of Contents.  Each portfolio shall include a table of contents listing each item’s intended uses, item description, product name, manufacturer, model or part number and reference to associated information within the portfolio.

c.	Delivery Interval.  The Materials Submittal shall be delivered for review and approval of the Engineer within thirty days following award of the Contract.

d.	Liability.  The state of Alaska will not be liable for any materials purchased, labor performed, equipment used or delay to the work before equipment and materials have been reviewed and approved.

2.	As-Built Plans.

a.	Format and Contents.  The Contractor shall prepare four complete sets of as-built plans that will be current with the construction.  These as-built plans shall detail construction changes made to the ATR design and include the location of piezoelectric sensors and conduit runs on the appropriate sheets.

b.	Distribution.  Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed to the inside of the cabinet door at the appropriate Automated Traffic Recorder installation in a waterproof, clear plastic holder.

c.	Redlines.  Redlines of full size construction plans will be acceptable as-builts.

3.	Photographs.

a.	Scope.  The Contractor shall provide photographic documentation of sensor installations.

b.	Media.  The Contractor shall provide photographs in the form of prints, 35 mm negatives and Kodak Picture CD form CDROMs.

c.	Format.  Photographs, negatives and CDROMs shall be delivered organized in one or more white colored, D-ring style, 3 ring binders with clear insert overlays on fronts and spines.  Photographs and negatives will be mounted in archival quality polypropylene pocketed sheets.  CDROMs will be place in CD storage sheets inside the binders.

d.	Print Size.  The photographs shall be 5 inch x 7 inch color prints.

e.	Labeling.  Each photograph shall be labeled with the identification of its subject.  ATR station and device designation as indicated on the Plans will be used as identification whenever possible (example: H1-W1NLA).  Labels will be photographed with the subject and will be rendered large enough to be read with the unaided eye.

f.	Content.  The photographs shall show the inductive loops and conduit in place before covering with gravel and pavement for asphalt pavement sites, or before covering with epoxy compound for concrete pavement sites.  The photographs shall include:

I.	two or more overall views of each ATR installation showing placement of the piezoelectric sensors.

II.	one or more views of each piezoelectric sensor conduit showing the coaxial cable, sawcut, and conduit to the nearest junction box.

4.	Test Results.

a.	Condition of Installation Acceptance.  The Contractor shall provide the final test results to the Engineer before acceptance of the Automated Traffic Recorder installation.

b.	Format.  The Contractor shall provide the final test results in written or printed form.

c.	Endorsement.  The Contractor shall attest to the veracity of the final test results by the Contractor’s signed endorsement of the final test results.

d.	AVC Test Results Content.  The AVC Test Reports shall include both an electronic copy and a paper copy of the AVC counter’s per vehicle record logs of the AVC tests.

The AVC Test Reports shall include an electronic copy and a paper copy of the final AVC calibration test data.  Included AVC calibration test data shall be sorted by test vehicle, tabulated in a spreadsheet and certified by the AVC manufacturer’s representative.

5.	Materials.

a.	Scope.  The Contractor shall provide to the Engineer any ATR equipment, sensors, and epoxy grout remaining after installation.

- Documentation.

  - Deliverable Materials List.  The Contractor shall provide an itemized list of Deliverable Materials.  For each item, the list shall detail the item description, brand name, manufacturer name, model number, type number, serial number, item condition and material quantity.

  - MSDS.  The Contractor shall provide complete copies of Material Safety Data Sheets that apply to the Deliverable Materials.  The Contactor shall attach these Material Safety Data Sheets after the last page of the Deliverable Materials list.

- Packing:

  - Palletization.  The Contractor shall palletize the Deliverable Materials.

  - Sorting.  The Contractor shall group the contents of each pallet by like items.  The Contractor shall load pallets with like material when sufficient quantities of any one material exist for full pallet loads.

  - MSDS Attachment.  The Contractor shall attach to each pallet a sealed plastic pouch containing complete copies of Material Safety Data Sheets that apply to the contents of that pallet.

669-3.06 PRECONSTRUCTION MEETING.  The engineer will conduct a Preconstruction meeting before work begins on the Automate Traffic Recorder Stations.

a.	Notification.  The Engineer shall provide notification of the Preconstruction meeting to the Contractor, subcontractors that will perform ATR work, traffic recording equipment manufacturers, and the DOT/PF Highway Data Section.

b.	Agenda.  Preconstruction meeting topics shall include scheduling and coordination of work, demolition, equipment installation, paving, testing and commissioning.

669-4.01 METHOD OF MEASUREMENT.  The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder Installations as shown on the Plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT.  The contract lump sum paid for the Automated Traffic Recorder Piezoelectric Sensor installations shall be full compensation for furnishing equipment, labor, and materials necessary to complete the work as specified, with the following exceptions:

1.	Backfill materials required will be paid for under their respective pay items.

2.	Asphalt required will be paid for under Pay Item 401(1A) Asphalt Concrete, Type II, Class A.

Excavation, as-built plans, the manufacturer's representative and acceptance testing required for these installations will not be paid for separately, but shall be considered subsidiary to the Automated Traffic Recorder Installations.

Traffic Control required to install Automated Traffic Recorder Piezoelectric Sensors is paid for under 643 items

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorder, Site H-1	Lump Sum

SECTION 670

TRAFFIC MARKINGS

## Special Provisions

670-3.01 CONSTRUCTION REQUIREMENTS.  Under item 4 Methyl Methacrylate Pavement Markings, add the following:

- General.  Add the following:

(1)	The manufacturer’s representative shall have no affiliation with the Contractor.

(2) 	Install pavement markings using only striping installers certified by the marking materials manufacturer for the specific striping material and method of application.  Submit these certifications 15 days before beginning work.

(3)	Install pavement markings using equipment certified by the marking material manufacturer that is designed and capable of properly mixing at the point and time of application.  Submit these certifications 15 days before beginning work

(4)	Waste material becomes the property of the Contractor.  This includes grindings and removed marking material.  Do not dispose of or store stripe removal wastes material or asphalt grindings on State property.  Dispose of waste material according to applicable State, Federal and local regulations.

- Preparation.  Delete the last sentence and replace with the following:

Apply first pass seven days after the final lift pavement.  Apply the final pass a minimum of thirty days after the initial pass or as directed by the Engineer.

- Application.  Delete first paragraph and replace with the following:

Match the new skip stripes to the pattern of existing markings on at least one end of the project.  Monitor the bead application to ensure proper bead embedment and density.  In spray applications ensure sinker beads uniformly penetrate the full thickness of the marking.  Apply marking materials by one or more of the following methods, appropriate to the pay item(s) in the bid schedule.  Apply markings at the thickness specified uniformly across their width and along their length.  At least two

passes of equal thickness are required to obtain the thickness specified.  Place additional passes squarely on top of the first pass, within +/- 1/16 inch laterally and +/- 3 inches longitudinally.  The thickness specified is the minimum.

Add the following after (2)

(3)	Longitudinal Extruded Markings   Apply with certified extrusion equipment.  Uniformly apply top coat of beads with a mechanical dispenser.

- Longitudinal Inlaid Protected Markings   Apply with certified extrusion equipment.  Grind the slot to the correct depth, and in proper alignment, using a diamond edged grinder capable of grinding the slot to the specified depth and width in a single pass.  After grinding obtain approval before placing marking material.  Fill the slot edge-to-edge, making the line flat or slightly convex on top and to the specified width.  Uniformly apply top coat of beads with a mechanical dispenser

- Transverse Markings   Apply markings as shown.  Apply with certified spray or extrusion equipment.  Apply sinker beads as specified at minimum drop rate of 1 lb/yd2

- Legends Only/Arrows 120mils.  Apply with certified spray equipment.  Apply sinker beads as specified at a minimum drop rate of 1 lb/yd2.

- Sampling.  Delete in it’s entirety and replace with the following:

Record the following readings, and the locations where they were taken, and submit them to the engineer within 24 hours for evaluation.  Thickness of material and depth of slot are measured from the surface of pavement.

For inlay applications, record the depth of the slot every 300 feet during the grinding operation.

For other longitudinal applications, measure the thickness of the lines (above the pavement surface), at the time of application, every 300 feet.

Inspect the line initially, and again two weeks after placement, to ensure the material has cured properly.  Remove soft spots or abnormally darkened areas and replace with specification material.

Apply Methyl Methacrylate pavement markings as shown in the following table.  The table shows final design thickness.  The maximum allowable yield thickness per single-pass of Longitudinal Type markings (non-inlaid) is 60 mils

#### METHYL METHACRYLATE PAVEMENT MARKING

#### YIELD THICKNESS TABLE

| Marking Type | Non-Inlaid Markings1 | Inlaid Markings2 |
| --- | --- | --- |
| ##### Longitudinal Type3 ##### (Center and Edge lines) | 90 mils | 60 mils |
| Transverse Type (Cross Walks, Stop Bars, “Only”s, Arrows and Tracking Lines) | 120 mils | 60 mils |
| Neutral Area (Diagonals, Chevrons) | 60 mils | 60 mils |

1. 	Measure Type V spray without glass beads.  Tolerance is ±4 mils.  Measure the thickness utilizing a wet film thickness gauge.  Collect a sample on a 6” x 12” flat sheet of 80 mils thick aluminum placed in the path of the striping guns.

2. 	Cut the inlaid slots to a depth of 120 mils.  Do not over fill the slots.

3. 	Install Non-Inlaid Longitudinal Type markings at a maximum yield thickness of 60 mils per application pass.

670-3.04 PAINT REMOVAL.  Add the following after the first sentence of the second paragraph with the following: Painting over existing striping does not meet the requirement for removal.  Any method utilizing burning with an open flame shall not be used for the removal of pavement markings on the final paving lift.

New asphalt pavement:  Apply interim non-inlaid Longitudinal and Transverse Type markings at 30 mils.

Add the following under item 4.  before the third paragraph: A film test stripe will be required at the beginning of each striping shift, and when there is a change in the asphalt type.  Additional film test stripes may be required at the Engineer’s discretion.  (7/28/99)R221M98

670-3.06 TOLERENCES FOR LINE STRIPING Delete in its entirety and replace with the following:

1.	Length of Stripe.  +/- 2”

2.	Width of stripe.  + ¼ inch, - 1/16 inch

3.	Lane Width.  +/- 4 inches from the width shown on plans.

4.	Stripes on Tangent.  Do not vary more than 1 inch laterally within a distance of 100 feet when using the edge of the stripe as a reference.

- Stripes on Curves.  Uniform in alignment with no apparent deviations from the true curvature.

- All Stripes.  Keep the center of the stripe within 4 inches from the planed alignment.

- Double stripes.  +/- ¼ inch

- Thickness.  Minimum specified to a maximum of +15mils.

- Depth of Inlay Slot.  Minimum specified to a maximum of – 40 mils.

- Thickness of Protected Inlaid Marking Material.  Minimum specified to a maximum of  + 40 mils.

If it is determined that the material is being placed too thin, or otherwise not to specification, make immediate adjustments to correct the problem.

Perform repairs using equipment similar to the equipment initially used to place the materials.  Do not perform repair in a “patch-work” manner.  If more than one repair is required in a single 300-foot section, grind and repair the entire section.

670-5.01 BASIS OF PAYMENT.  Add the following to the second paragraph:  Repair of damaged pavement or surfacing caused by the pavement marking removal operation will not be paid for directly, but will be subsidiary to 670(10) Methyl Methacrylate Pavement Markings, and work performed under Section 643.

## SECTION 703

AGGREGATES

Special Provisions

703-2.03 AGGREGATE FOR BASE.  Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 1 inch | 100 |
| ¾ inch | 70-100 |
| 3/8 inch | 50-79 |
| No. 4 | 35-58 |
| No. 8 | 20-47 |
| No. 30 | 10-26 |
| No. 50 | 6-19 |
| No. 200 | 0-6 |

(2/28/00)R117M98

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.  Replace this Subsection with the following:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  Material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

| Percent of Wear | AASHTO T 96 | 50 max. |
| --- | --- | --- |
| Degradation Value | ATM T-313 | 45 min. |
| Percent Sodium Sulfate loss | AASHTO T 104 | 9 max. (5 cycles) |
| Percent Fracture | # AASHTO TP 61 | 90% min. two face |
| Thin-Elongated pieces | ATM T-306 | 8% max. |

Blended Aggregate.  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  The fraction actually retained between any two (2) consecutive sieves larger than the No. 100 shall be not less than two (2) percent of the total.  WAQTC FOP for AASHTO T 27/ T 11 shall determine aggregate gradations.  The size of samples for extraction will be in conformance with AASHTO T 164.  Extracted gradations will be determined according to WAQTC FOP for AASHTO T 30.

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| Sieve Designation | Gradation Designation |  |  |
| --- | --- | --- | --- |
|  | Type I | Type II | Type III |
| 1 inch | 100 | - | - |
| ¾ inch | 75-90 | 100 | - |
| ½ inch | 60-86 | 75-90 | 100 |
| 3/8 inch | 50-78 | 60-84 | 75-90 |
| No. 4 | 34-62 | 33-70 | 50-78 |
| No. 8 | 24-52 | 19-56 | 32-60 |
| No. 16 | 16-42 | 10-44 | 20-45 |
| No. 30 | 10-32 | 7-34 | 12-34 |
| No. 50 | 8-24 | 5-24 | 8-24 |
| No. 100 | 5-16 | 4-16 | 4-15 |
| No. 200 | 3-8 | 3-7 | 3-8 |

(2/21/95)R200M(8/31/95)R&M

SECTION 740

### SIGNALS AND LIGHTING MATERIALS

Special Provisions

740-2.02 SIGNAL AND LIGHTING STRUCTURES.  Add the following after the fifth paragraph:  Furnish poles and mast arms with a round or 16-sided cross section.  Fabricate elements greater than ½-inch thick from steels that conform to ASTM A 709 and meet the Fracture Critical Impact Test requirements for zone 3.

Delete the sixth and seventh paragraphs and add the following:  Fabricate posts, poles, and mast arms from tapered steel tubes.  Fabricate tubes with walls up to ½-inch thick from the prequalified base metals listed in AWS D1.1 and that feature maximum yield strengths of 70,000-psi.

Fabricate 10 feet long signal posts from sheet steel that features a minimum thickness of 11 US Standard Gage.  Fabricate each post with a minimum five inch inside diameter at the base plate.  Use a three and one-half inch long piece of 4-inch schedule 40 pipe that conforms to ASTM A 53 as a post-top adapter.

Add the following to the eighth paragraph: The Department will not accept poles and mast arms made with laminated steel elements.

Delete the twelfth paragraph and add the following: Fabricate pile cap adapters from grade X42 steel line pipe that conforms to API 5L and from steel plate that conforms to ASTM A 709 Grade 50.  Attach the anchor plate to the pile section with a complete joint penetration (CJP) weld.  Fabricate the anchor plate to match the base plate of the lighting standard.

In the first sentence of the fourteenth paragraph insert “8.  Welding” following subsection 504-3.01.

Delete the last two sentences in the eighteenth.

Add the following to the nineteenth paragraph:  Inspect 25% of all fillet welds by MT.  If a defect is found, inspect 100% of all fillet welds made to fill the order.

740-2.05 CONDUCTORS.  In subsection 6, Loop Lead-in Cables, delete the first sentence of the second paragraph and add the following: Use seven-pair size18 AWG, 16 strand, tinned copper conductors according to ASTM B-33 insulated with flame-retardant polyvinyl chloride (PVC) and clear polyamide (nylon).

APPENDIX A

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX B

MATERIALS CERTIFICATION LIST

APPENDIX C

EROSION AND SEDIMENT CONTROL PLAN (ESCP)