SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room, or at the Central Region Materials Laboratory:

a.	Quantity Computations

b.	Cross Sections

- The following geotechnical report:

i.	Foundation Geology Report, California Creek Bridge No. 1027, Crow Creek Road MP 0.5, September 2006

ii.	Geotechnical Report, Crow Creek Road (SEC 330 ERMK) #AK021, Project No. 57284, December 2006

- State of Alaska Department of Transportation and Public Facilities publication, Alaska Storm Water Pollution Prevention Plan Guide, January 19, 2005.

- Standard Specifications for Highway Construction 2004.  ($25.00)

- Alaska Test Methods Manual (Lab & Field), 2004 Edition. ($25.00)

- Two bridge inspection reports for California Creek Bridge, dated 2003 and 2005.

2.	The Department has approved an environmental document addressing concerns and environmental commitments and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0534.

3.	The Materials Certification List (MCL) has been included in Appendix D.  This list is provided for the Contractor to determine which materials will require submittal to the project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

- The Department requires all workers within the project limits to wear an outer visible surface or layer of high visibility color and retro reflectivity.  See subsection 643-3.11, High Visibility Clothing for requirements.

5.	Contractors must comply with Administrative Order 226, which establishes a 15% goal for hiring apprentices in certain job categories; on highway, airport, harbor, dam, tunnel, utility or dredging projects awarded by the Alaska Department of Transportation and Public Facilities.  This Administrative Order will apply to all such projects advertised after September 1, 2005, where the project construction cost exceeds 2.5 million dollars.

For additional details, please visit: http://labor.state.ak.us/lss/forms/ApprenHireReq.pdf

6.	Based on guidance from the US Department of Transportation’s General Counsel, effective January 10, 2006 the Alaska Department of Transportation and Public Facilities implemented a Race Neutral Disadvantaged Business Enterprise (DBE) program by setting 0% project goals on all highway, mass transit and airport projects.  All forms and reports required under the existing DBE program will continue to be required under these 0% goal contracts.

Specifically, contractors must continue to report creditable DBE participation/payments on the Monthly Summary of Disadvantaged Business Enterprise Participation Form 25A-336. This will allow the Department to continue to accurately report DBE participation to the Federal Highway Administration, Federal Transit Administration and Federal Aviation Administration.

Contractors must also continue to provide opportunities for DBE firms to participate on highway, mass transit and airport projects as appropriate.  A 0% DBE participation goal does not relieve the contractor of the requirement to provide equal opportunity in subcontracting, supplies or other services offered by DBE firms.

Any questions about this notice may directed to Jon Dunham, Manager of the Civil Rights Office, (907) 269-0850, or email  jon_dunham@dot.state.ak.us

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

STANDARD SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

2004

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.03 DEFINITIONS.  Replace the definitions of SUBGRADE with the following:

SUBGRADE.  The soil or embankment upon which the pavement structure is constructed.  E22(1/1/06)

Delete text of PLANS and replace with:  The Department’s Contract drawings, profiles, typical cross sections, standard drawings, and supplemental drawings or reproductions showing the location, character, dimensions, and details of the work.

E32(01/27/07)

Add the following definition:  QUALIFIED PRODUCTS LIST. A list of companies and products that the Department has found conforms to the SSHC.  E36(01/27/07)

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.04 EXAMINATION OF PLANS, SPECIFICATIONS, SPECIAL PROVISIONS, AND WORK SITE.  Replace the second paragraph with the following:  The records of geotechnical investigations including boring logs, test results, geology data reports, soil reports, material site reports, and geotechnical reports included in a bid package or made accessible to bidders or Contractors, are for information purposes only.  These records are not part of the Contract.  These records indicate subsurface conditions only at specific locations and times, and only to the depths penetrated.  They do not necessarily reflect variations in soil, rock, or groundwater conditions that may exist between or outside such locations.  Actual conditions may differ from what is shown in the records.  Material Sources referenced in these records may not contain materials of sufficient quantity or quality to meet project requirements.  The accessibility of these records does not constitute approval, nor guarantee suitability of soils or sources, or the rights to use sources for this project, except as specifically provided in subsections 106-1.02.4.b Mandatory Sources and 106-1.02.4.c Designated Sources.  The records shall not substitute for independent investigation, interpretation, or judgment of the bidder or Contractor.  The Department is not responsible for any interpretation or conclusion drawn from its records by the bidder or Contractor.

Bidders and Contractors shall examine subsection 106-1.02 Material Sources for further information about material source development. E23(1/1/06)

102-1.05 PREPARATION OF BID.  Modify the second sentence in the third paragraph, after: “If a bidder is a corporation, the bid must be signed by a corporate officer,” add: or agent.   (06/30/04)E18

SECTION 105

## CONTROL OF WORK

Standard Modification

105-1.02 PLANS AND WORKING DRAWINGS.  In the third paragraph delete: “(24”x36”)” and replace with: (22”x34”)  E33(01/27/07)

Special Provision

105-1.02 PLANS AND WORKING DRAWINGS. Remove the first sentence of the third paragraph and replace with the following: Submit to the Engineer for approval three sets of all required detail or working drawings.

After the fourth paragraph, add the following: Provide a signed statement with each submittal affirming the delivered submittal has been reviewed and approved by the Contractor as being in conformance with the applicable Contract requirements and the Contractors working plan, equipment, schedule, etc. Allow at least fifteen (15) working days, or as otherwise indicated in the Contract, for the Department's review of each submittal. Partial or incomplete submittals will not be accepted for review and approval. If in the event that several submittals are delivered simultaneously or additional submittals are delivered for review before the review of the previously delivered submittal has been completed, designate the sequence in which the submittals are to be reviewed. In such an event, the time to be provided for the review of any submittal in the sequence shall be not less than the review time specified above for that submittal, plus fifteen (15) working days for each submittal of higher priority that is still under review.

Standard Modification

105-1.03 CONFORMITY WITH PLANS AND SPECIFICATIONS.  In the first sentence of the first paragraph after: “Work performed and materials furnished shall conform to the Plans and Specifications” add: and approved Working Drawings,

In the first sentence of the second paragraph after: “Work or material not conforming to the Plans and Specifications” add: and approved Working Drawings,

E33(01/27/07)

Special Provisions

105-1.06 COOPERATION WITH UTILITIES.  Add the following:  Request locates from all the utilities having facilities in the area.  Use the Alaska Digline, Inc. Locate Call Center for the following utilities:

ALASKA DIGLINE, INC. Locate Call Center Anchorage Area……………..… 278-3121 Statewide……………………………………….800-478-3121 who will notify the following:

Alaska Fiberstar Alaska Communication System Anchorage Water and Wastewater Alyeska Cable AT&T Alascom, Inc. Chugach Electric Association DOT Street Lights, State of Alaska Enstar Natural Gas GCI Communications Municipal Light & Power, Anchorage Eyecom TV/Interior Telephone TelAlaska, Inc.

Contact Larry Bushnell, Girdwood Maintenance Station Foreman at (907) 783-2232.

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

Work around utilities not designated for relocation in the plans and the following utility specific coordination.  The Contractor shall bear the expense for changes or additional relocation requested for the Contractor’s convenience.

Work around utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

The Contractor shall bear the responsibility for any changes in contract scheduling that result in the conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Prior to exposing utilities, provide the owning utility companies, through the Engineer, a proposed method of shoring the facilities and schedule for the work required.  The utility company will review and approve the proposal prior to construction around the facilities.  When working near live electrical facilities, comply with all laws and regulations and adhere to the requirements of Section 107-1.16, and Chugach Electric Association’s “Electrical Facility Clearance Requirements for Construction or Maintenance Near Electrical Facilities”, which is contained in Appendix G.

When working near natural gas pipes, comply with all laws and regulations and adhere to ENSTAR’s “Safety Requirements for Excavation Adjacent to Natural Gas Pipelines”, which is contained in Appendix H.

Schedule and coordinate the utility relocations with project construction as set forth in Subsection 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required before utility relocation.

Payment will be made as follows:

1.	Subsidiary to Item 642(1) Construction Surveying, if the Contractor is required to provide the surveying as part of the contract and/or

2.	Under Item 642(3) Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of the Contractor’s two (2) week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer, fifteen (15) calendar days advance written notice for required staking.  (09/01/04)R3

Provide the utility companies fifteen (15) calendar days advance written notice of the relocations described below to begin.  The utility companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work before beginning with another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  In addition, the utility companies may prohibit the Contractor, through the Engineer, from working near the utility’s facilities when the ground is frozen.  (04/01/03)R3M98

Specific coordination requirements for each utility is included below:

1.	Alaska Communications Systems And Telalaska, Inc.  Alaska Communications Systems (ACS) and TelAlaska Inc. (TAI) own and operate telecommunication facilities along and crossing Crow Creek Road throughout the length of the project.  ACS and TAI will provide for the relocation and/or adjustment of telephone and cable television cables through a joint utility contract as described below and shown on Utility Plan Sheets.

ACS Contact – Kelly Ward, (907) 564-1424, (907) 564-8356 (fax)

TIA Contact – Jason Louvier, (907) 550-1692, (907) 550-1598 (fax)

a.	SEGMENT 1: Station 4+90 to 24+00.  ACS and TAI will relocate existing cables along the west side of Crow Creek Road between stations 4+90 and 24+00 to eliminate conflicts with drainage slopes and driveway construction. The work includes relocation of the following road crossings:

| Station | Utility | Description |
| --- | --- | --- |
| 14+10 | ACS | Relocate/Lower Service Line |
| 16+90 | TAI | Relocate/Lower 750 Coax |
| 19+60 | ACS | Relocate/Lower Service Line |
| 21+45 | TAI | Relocate/Lower 750 Coax |
| 22+60 | ACS | Relocate/Lower Service Line |

The underground crossing at station 12+75 includes a 1200 pair and 48 fiber optic cable in conduit and a buried 750 coax cable. Notify ACS and TAI prior to any excavation within five (5) feet of the crossing. Locate and protect the crossing.

Provide right-of-way staking, slope stakes, and traffic control required for the relocations.

Allow ACS and TAI thirty (30) calendar days to complete the relocations.

b.	SEGMENT 2: Station 24+00 to 37+00 (EOP).  ACS and TAI will relocate the underground crossings of California Creek to allow for in-stream rip-rap placement. ACS will install a new creek crossing by directional drilling between stations 24+40 and 26+50, left side.

Provide right-of-way staking, slope stakes, and traffic control required for the relocation.

Allow ACS and TAI ten (10) calendar days to complete the relocation.

2.	Chugach Electric Association, Inc. (CEA).  CEA owns and operates aerial and underground electrical facilities along and crossing Crow Creek Road throughout the length of the project. CEA will provide for the relocation of electrical facilities in conflict with side slopes, driveways, and bridge construction at California Creek, as described below and as shown on Utility Plan sheets.

CEA Contact – Gary Meadows, (907) 762-4616, (907) 762-7633 (fax)

a.	Segment 1: Station 2+99 to 11+48.  CEA will relocate and/or temporarily shore five (5) electric poles along the west side of Crow Creek Road between stations 2+99 and 11+48 to eliminate conflicts with side slopes and driveway construction.  The work includes relocation of the following electric poles:

| Station | Description |
| --- | --- |
| 2+99 | Install New Pole, Retire Existing Pole/Down Guy |
| 4+92 | Install Push Brace and Retire Down Guy |
| 7+03 | Install Push Brace and Retire Down Guy |
| 9+06 | Install New Pole, Retire Existing Pole/Down Guy |
| 11+43 | Retire Existing Pole |
| 11+48 | Install New Pole |

Provide right-of-way staking, slope stakes, and traffic control required for the relocation.

Allow CEA fifteen (15) calendar days to complete the relocation.

b.	Segment 2: Station 24+40 to 26+90.  CEA will temporarily relocate the aerial electrical crossing of California Creek to an underground configuration to accommodate bridge construction. CEA will install the temporary conductor in conduit placed by the ACS/TAI directional drilling contractor between stations 24+40 and 26+50, left side. CEA will reinstall the aerial crossing on completion of bridge construction.

Provide right-of-way staking, slope stakes, and traffic control required for the relocation.

Allow CEA seven (7) calendar days to complete the temporary relocation once the new conduit crossing is complete.

3.	Enstar Natural Gas Company.  ENSTAR owns and operates natural gas distribution facilities along and crossing Crow Creek Road throughout the length of the project. ENSTAR will provide for the relocation and/or adjustments of gas facilities in conflict with side slopes and driveway construction as described below and shown on Utility Plan sheets.

ENSTAR Contact - Don Smith, (907) 264-3730, (907) 562-0053 (fax)

a.	Segment 1: Station 0+80 (BOP) to 18+00.  ENSTAR will lower the 4-inch plastic distribution main in place along the west side of Crow Creek Road between approximate stations 4+50 and 18+00, as required, to accommodate side slope and driveway construction. The work includes the relocation of the following road crossings:

| Station | Size | Description |
| --- | --- | --- |
| 1+50 | 6” Plastic | lower in place |
| 13+75 | 5/8” Plastic | lower in place |
| 16+90 | 5/8” Plastic | lower in place |

Provide right-of-way staking, slope stakes, and traffic control required for the relocation.

Allow ENSTAR ten (10) days to complete the relocation.

b.	Segment 2: Station 18+00 to 23+00.  ENSTAR will relocate the 4-inch plastic distribution main along the west side of Crow Creek Road between approximate stations 18+00 and 23+00. ENSTAR will install the replacement main in the outer ten (10) feet of the west right-of-way line, and abandon the existing main in place. ENSTAR will tie the service line crossing at station 21+30 to the new main, and lower in place as required across Crow Creek Road.

Provide right-of-way staking, slope stakes, and traffic control required for the relocation.

Allow ENSTAR seven (7) calendar days to complete the relocation.

c.	Segment 3: Station 23+00 to 30+00.  ENSTAR will install new 4-inch plastic distribution main along the west side of Crow Creek Road between approximate stations 23+00 and 30+00. Enstar will install the new main in the outer ten (10) feet of the right of way.

Allow ENSTAR fifteen (15) calendar days to complete the installation.

4.	Anchorage Water And Wastewater Utility.  Anchorage Water and Wastewater Utility (AWWU) own and operate sanitary sewer facilities along Crow Creek Road throughout the length of the project.  Adjustments will be performed by the Department’s Contractor.

The Department’s Contractor will be responsible for the furnishing of traffic control and personnel to assist AWWU while locating and performing the pre-construction and post-construction inspections.

AWWU’s Field Services Section, 564-2762, should be contacted a minimum of five (5) days prior to construction in order to obtain field locates and request preconstruction inspection for existing facilities.  The Department’s Contractor will be responsible for furnishing traffic control and personnel to assist AWWU while locating and performing the preconstruction inspection.  When construction is complete, AWWU will inspect the existing facilities to determine if any damage was done to existing facilities.

Coordination by the Department’s Contractor with AWWU will be required.   The AWWU contact is Lynda Barber-Wiltse, P.E., at 564-2751.

105-1.07 COOPERATION BETWEEN CONTRACTORS.  Add the following:  The following project will be under construction concurrently with this project:

Title:		Girdwood Streets and Drainage Improvements

Owner: 	Municipality of Anchorage, Project Management and      Engineering

Contractor:	To be determined

Coordinate traffic control, construction, and material hauling operations with the prime contractor of the above project to minimize impact on the traveling public, and to minimize conflicts with the work being performed under the other contract.

(02/01/00)R175M98

* TEXT DELETED *

* TEXT DELETED *

Standard Modification

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Add the following at the end of this subsection:  Costs of maintenance work during construction and before the project is accepted as substantially complete shall be subsidiary to the prices bid on the various Contract items, and the Contractor will not be paid an additional amount for such work.

If in the Engineer’s opinion, the Contractor at any time fails to provide adequate maintenance, the Engineer will notify the Contractor of such noncompliance.  The notification will specify the areas or structures for which there is inadequate maintenance, the corrective maintenance required, and the time allowed to complete corrective maintenance.  If the Contractor fails to take the corrective action within the specified time, the Engineer may:

- Suspend the work until corrective maintenance is completed;

- Assess a traffic price adjustment against the Contract Amount when an adjustment rate is specified in the Contract; and

- Employ others for corrective maintenance and deduct the cost from the Contract amount.

E33(01/27/07)

105-1.16 FINAL ACCEPTANCE AND RECORD RETENTION.  Modify the first paragraph, Item 4., after: “DOLWD” add: and State Department of Revenue. (06/30/04)E19

Special Provision

105-1.17 CLAIMS.  Add the following Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district. (3/21/01)R93

SECTION 106

CONTROL OF MATERIAL

Standard Modification

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.  In fifth paragraph, in two places remove the text: “Approved Products List” and replace with:  Qualified Products List E36(01/27/07)

Special Provisions

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision.  Comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, before award of the contract.

Steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States.  The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition.  These processes include rolling, extruding, machining, bending, grinding, drilling, etc.  The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), scrap, pig iron, and processed, pelletized and reduced iron ore.  It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework).  Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement.  There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non-steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

Take whatever steps are necessary to ensure that manufacturing processes for each covered product comply with this provision.  Non-conforming products shall be replaced at no expense to the State.  Failure to comply may also subject the Contractor to default and/or debarment.  False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.  (02/07/05)S13

Standard Modification

106-1.02 MATERIAL SOURCES.

1.	a.	General.  Within Item a. delete text and replace with:  Utilize Useable Excavation according to subsection 104-1.04 before using material sources listed in subsection 106-1.02.4.  When there is insufficient useable excavation furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

4.	Type of Sources.  Replace the first paragraph with the following:  The Contractor shall utilize Useable Excavation according to subsection 104-1.04 before using material sources listed in this subsection.  When there is insufficient Useable Excavation, the Contractor shall furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

When there is insufficient Useable Excavation, the Contractor shall supply additional required material from the following sources:

4.	d.	Available Sources.  Replace the second paragraph with the following:  When the Department furnishes copies of existing boring logs, test results, or other data in its possession concerning Available Sources, the Contractor is responsible for determining the accuracy and completeness of this data, for assumptions the Contractor makes based on this data, and for exploring Available Sources to the Contractor’s satisfaction.

4.	e.	Excluded Material Sources.  Replace the paragraph with the following:  Some material sources may not be considered acceptable regardless of location or ownership.  The bid documents may identify some material sources excluded from use.  The Department reserves the right to exclude a material sources or any portion of a material source, at any time after Contract award, that is determined by material testing to be unsuitable for use on the project.  E24(1/1/06)

Add new subsection 106-1.08:

106-1.08 SUBMITTAL PROCEDURE.  The Contractor shall complete a Submittal Register, and shall submit it to the Engineer on forms provided by the Department.  The intent of the Submittal Register is to provide a blueprint for the smooth flow of specified project documents.  The Contractor shall fill it out sequentially by bid item and allow at least three spaces between bid items.  The Submittal Register shall list working drawings, schedules of work, and other items required to be submitted to the Department by the Contractor including but not limited to: Progress Schedule, anticipated dates of material procurement, Construction Phasing Plan, Traffic Control Plan, Storm Water Pollution Prevention Plan, Quality Control Program, Utility Progress Schedule, Blasting Plan, Mining Plan, annual EEO reports, DBE payment documentation and subcontracts.

The Contractor shall submit materials (product) information to the Engineer for review, as required by the Materials Certification List and the Contract.

The number of copies required for submittals may be included in the specifications for individual bid items.  If the number of copies of a submittal is not otherwise specified, three copies shall be required.  On each sheet submitted to the Department, including working drawings, catalog cuts, manufacturer’s certifications, etc., space shall be provided for Contractor and Department review stamps.

Each copy of each submittal shall include a Submittal Summary sheet.  The Contractor may use forms provided by the Department or a similar form of the Contractor’s choice as approved by the Department.  The Contractor shall sign submittals and submit them to the Engineer.  The Department will review submittals within 30 days after they are received.  The Department will return submittals to the Contractor as either: approved, conditionally approved with the conditions listed, or rejected with the reasons listed.  The Contractor may resubmit a rejected submittal to the Engineer with more information or corrections.  The Department will review resubmittals within 30 days after they are received.

The Contractor shall not order material or use working drawings that have not been approved by the Department.  The Contractor shall be responsible for timely submittals.  Failure by the Department to review submittals within the time given may be the basis for a request for extension of Contract time but not for additional compensation.

Payment for a specific Contract item will not be made until the Department has received the Submittal Register for all items and approved all required submittals for that specific Contract item.

When material invoices, freight bills and mill certificates are submitted, they shall provide sufficient information for the Engineer to identify the date, company and location of invoice (bill, certificate); project name and number where material will be incorporated; manufacturer, product number, quantity and cost.  E34(01/27/07)

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

## Special Provisions

107-1.01 LAWS TO BE OBSERVED.  Add the following:

Eagle Nest Restrictions.  If active eagle nests are found within 660 feet of the project area (primary and secondary protection zones), contact the Project Engineer for the appropriate course of action. Construction activities may be prohibited during the sensitive nesting time period, or monitoring required in accordance with USF&WS protocol.

107-1.02 PERMITS, LICENSES, AND TAXES.  Add the following after the first sentence:  For the purposes of this subsection, the term “permits” will include but not be limited to Memorandum of Agreements (MOA’s) and Temporary Construction Easements (TCE’s).  Copies of these can be found in Appendix E.

Add the following:  Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on off project site, is not expected to impact cultural resources.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715.  If cultural resources are discovered during construction activities, stop work at that site and notify the Engineer.

Provide a wetland specialist able to conduct wetlands determinations and delineations according to the Corps of Engineers 1987 Wetland Delineation Manual.  The wetland specialist shall conduct the determination and delineations of sites outside the project limits or not previously permitted, impacted by the Contractor's operations.  These delineations will be subject to Corps of Engineers approval.

Provide the Engineer a copy of permits or clearances received before using sites outside the project limits.  Additionally, provide the Engineer a written statement that permits or clearances have been obtained.  Also provide a written statement to the Engineer listing agencies or offices contacted that responded that no additional action is required.

Add the following:  The Department has received the following permits on the Contractor’s behalf:

- U.S. Corps of Engineers Permit #POA-2004-1439-D, issued on March 9, 2007.

- Alaska Department of Natural Resources Fish Habitat Permit # FH 07-II-0008, dated January 10, 2007.

- Alaska Department of Natural Resources General Consistency Determination 7, dated January 16, 2007.

- Alaska Department of Environmental Conservation Section 401 Water Quality Certification.

- Municipality of Anchorage Flood Hazard Permit #07.0003.00, dated April 10, 2007.

Copies of the permits can be found in Appendix A.

Provide information to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge storm water from the construction site.  Refer to Section 641, Erosion, Sediment, and Pollution Control for requirements for this permit.

A Municipality of Anchorage (MOA) Right-of-Way Use permit will be required.  The Municipality will require a copy of the approved Traffic Control Plan and a copy of the Notice to Proceed from the Contractor.

107-1.07 ARCHAEOLOGICAL OR HISTORICAL DISCOVERIES.  Change the first sentence to the following:  When operations encounters historic or prehistoric artifacts, burials, remains of dwelling sites, paleontological remains, (shell heaps, land or sea mammal bones or tusks, or other items of historical significance), cease operations immediately and notify the Engineer

Standard Modification

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE. Add the following paragraphs:

  - Restoring Areas.  Areas used by the Contractor, including haul routes, shall be restored to their original condition after the Contractor’s operations are completed.  The original condition of an area shall be determined as follows:  Before beginning operations, the Engineer and the Contractor shall inspect each area and haul route that will be used by the Contractor and take photographs to document their condition.  After construction operations are completed, the condition of each area and haul route will be compared to the earlier photographs.  Before demobilization the Contractor shall repair damages attributed to its operations.  The Contractor agrees that costs associated with repairs shall be subsidiary to other items of work and will not be paid for directly.

  - Material Disposal Sites.  Offsite disposal areas may be at locations of the Contractor’s choice, provided the Contractor obtains from the owner of such land written permission for such dumping and a waiver of all claims against the State for any damage to such land which may result there from, together with permits required by law for such dumping.  A copy of such permission, waiver of claims, and permits shall be filed with the Engineer before beginning work on private property.  The Contractor’s selected disposal sites shall also be inspected and approved by the Engineer before use of the sites.

E35(01/27/07)

# Special Provision

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.  Add the following:  If water is required for construction purpose from a non-municipal water source, obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624.

(05/29/02) R7M98

Add the following subsection:

107-1.21 FEDERAL AFFIRMATIVE ACTION.  The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120

Training Program	Section 645

Federal EEO Bid Conditions	Form 25A-301

EEO-1 Certification	Form 25A-304

DBE Subcontractable Items	Form 25A-324

ADOT&PF Training Program Request	Form 25A-310

# Training Utilization Report	Form 25A-311

Contact Report	Form 25A-321A

DBE Utilization Report	Form 25A-325C

Summary of Good Faith Effort Documentation	Form 25A-332A

Required Contract Provisions, Federal-Aid Contracts	Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.  (01/22/02)S80

SECTION 108

PROSECUTION AND PROGRESS

## Special Provisions

108-1.03 PROSECUTION AND PROGRESS.  Delete item 1. A progress schedule. and substitute the following:

- A Critical Path Method (CPM) Schedule.  In a format acceptable to the Engineer, showing the order the work will be carried out and the contemplated dates the Contractor and subcontractors will start and finish each of the salient features of the work, including scheduled periods of shutdown.  Indicate anticipated periods of multiple shift work in the CPM Schedule.  Revise the proposed CPM Schedule promptly.  Promptly submit a revised CPM Schedule if there are substantial changes to the schedule, or upon request of the Engineer.

(12/13/02)R261M98

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.02 MEASUREMENT OF QUANTITIES.  Under subtitle Electronic Computerized Weighing System item (1) add the following to the end of the first sentence:  “, CD, or a USB device.”

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 3.  Equipment, item a. add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.  (4/31/05)R14

Standard Modification

109-1.08 FINAL PAYMENT.  Add the following sentence to the first paragraph: The Department will not process the final estimate until the Contractor completes Items 1 through 4 in the first paragraph of subsection 105-1.16. .  (06/30/04)E11

Add the following Section:

## SECTION 120

## DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds. The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as ADOT&PF deems appropriate. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS. The following definitions will apply.

- Broker. A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF). The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment. The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself. To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its performance of the work. Other relevant factors will be considered. The Engineer makes the determination of CUF after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE). An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee. Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts. Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer. A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification. For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report. Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer. A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL. The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount. A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

- Phase I - Bid. Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award. The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment. Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report. Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation. Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal. If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal. If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work. The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement. If the Engineer approves a DBE replacement, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal. The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

- Good Faith Effort Criteria. The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening. It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening. The bidder must give the DBEs no less than five days to respond. The bidder may reject DBE quotes received after the deadline. Such a deadline for bid submission by DBEs will be consistently applied. DBEs certified to perform work items identified on Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor. Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- The bidder may reject non-competitive DBE quotes. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service. Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation. Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding. Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration. Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration. The bidder must exercise such an opportunity within 3 calendar days of notification it has failed to meet the requirements of this subsection. As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The DBE Liaison Officer will make the decision on reconsideration.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so.  If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder. The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

1.	Creditable Work. Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section. CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

2.	Determination of Commercially Useful Function. In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that all of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking. The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm. A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker. (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department. The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- Unless the Engineer’s approval is given before subletting, use the same unit of measure as contained in the Bid Schedule for subcontract work, with the exception of truck hauling.

- The DBE will control all business administration, accounting, billing, and payment transactions. The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

3.	Decertification of a DBE. Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal. The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

4.	DBE Rebuttal of a Finding of no CUF. Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE. Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination. The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE. In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.		The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials. This shall include DBE trucking firms certified as a subcontractor and not a broker. Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the premium cost.

Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work. If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work.

Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06.

(11/17/00)S 33

# SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-3.02 CLEARING.  Add the following:  There is to be no vegetation clearing between May 1 and July 15 to avoid the taking of migratory birds, their eggs, feathers or nests.

201-5.01 BASIS OF PAYMENT.  Add the following:  Those areas shown for clearing without grubbing will not be paid for separately, but will be paid under Item 201(3A) Clearing and Grubbing.

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 DESCRIPTION. Add the following:  This work includes removing the existing California Creek Bridge, Bridge Number 1027 in its entirety.

The existing California Creek Bridge is approximately 97 feet long and 16 feet wide. Inspection Reports for the existing bridge can be obtained from the office of the Chief Bridge Engineer at 3132 Channel Drive, Juneau AK 99801.

These documents are available for informational use only and the Department neither warrants nor represents that they accurately depict the configuration of the existing bridge.  Where details of the work under this contract are dependent on the dimensions of the existing bridge, verify the controlling field dimensions and adjust dimensions of the work to fit existing conditions.

202-3.03 REMOVAL OF BRIDGES, CULVERTS AND OTHER DRAINAGE STRUCTURES.  Insert the following after the third paragraph:  Maintain traffic on the existing bridge until traffic is shifted to the temporary crossing.

Delete the fourth paragraph and replace with the following:  Entirely remove existing substructure units.

Add the following:  No less than thirty (30) days prior to commencing bridge removal, submit for approval a Bridge Demolition Plan.  The Bridge Demolition Plan will include, but is not limited to:

- The method and sequence of removal.

- A list of the type, number and size of all proposed equipment

- Crane locations and lifting locations.

- Weights of parts.

- Waste site location.

- Details of lead paint containment and disposal.

Receipt of the Bridge Demolition Plan by the Engineer does not constitute approval of the plan or the adequacy of the plan.  Do not commence bridge removal operations without the written authorization of the Engineer.

202-5.01 BASIS OF PAYMENT.  Add the following at the end of the first paragraph:  Item 202(1) includes full compensation for removing, handling, transporting, and disposing of the existing California Creek Bridge, Bridge Number 1027 in its entirety in accordance with this Contract.  This work includes the removal of any utilities or other facilities mounted to the bridge.

Add the following:  Removal of pavement will not be paid for directly, but will be subsidiary to Item 203(3), Unclassified Excavation.

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provision

203-3.01 GENERAL.  Add the following to the sixth paragraph:  Excess usable material may be disposed at various approved locations along Crow Creek Road, or stockpiled at an approved location approximately three to four miles beyond the project area up Crow Creek Road. If the Contractor chooses to haul and dump usable material at various locations along the road ADOT will spread the material. ADOT’s Girdwood Maintenance Manager will designate approved disposal locations and an approved stockpile location. Contact ADOT’s Girdwood Maintenance Manager, Larry Bushnell, at (907) 783-2232 a minimum of one week prior to planned delivery to identify disposal locations and coordinate equipment.

Add the following:  Wait a minimum of 48 hours after staking is complete before commencing excavation activities.  The Engineer, after staking by the Contractor, may adjust stationing of sections for best fit without additional compensation to the Contractor.

203-3.04 COMPACTION WITH MOISTURE AND DENSITY CONTROL. Delete this section in its entirety and substitute the following: Construct embankments with moisture and density control from specified materials placed and compacted at approximately optimum moisture content. Dry or moisten material as required.

Compact embankment material to not less than 95 percent of the maximum dry density as determined by WAQTC FOP for AASHTO T 99 / T 180 or ATM 212. The Engineer will determine in-place field densities using WAQTC FOP for AASHTO T 310 and WAQTC FOP for AASHTO T 224. (matls 2/05)

Compact embankment within 20 feet of a bridge abutment full width to not less than 100 percent of the maximum density.  Material used within this zone shall be graded to pass the 3 inch sieve.  (11/05/02)R113USC02

203-5.01 BASIS OF PAYMENT.  Add the following:  Grading and placement of material used within 20 feet of bridge abutments will not be paid for directly but will be subsidiary to Item 203(6A) Borrow, Type A.  (11/05/02)R113USC02

###### SECTION 204

###### STRUCTURE EXCAVATION FOR CONDUITS

###### AND MINOR STRUCTURES

Special Provision

204-2.01 MATERIALS. Delete the first sentence and substitute the following: Use the following materials for bedding material and backfill material to 12 inches above the pipe. For steel sewer casing pipe use bedding material, Class B (Subsection 703-2.14). For other conduits and minor structures use selected material Type A (Subsection 703-2.07) passing the 3-inch sieve.

Standard Modification

204-3.01 CONSTRUCTION REQUIREMENTS.  In the first sentence of paragraph four, delete: “bedding and”

E37(01/27/07)

Replace Section 205 with the following:

SECTION 205

EXCAVATION AND

FILL FOR MAJOR STRUCTURES

Special Provisions

205-1.01 DESCRIPTION. Excavate and backfill for bridges, retaining walls, concrete box culverts, and other major structures.

Furnish all resources to place and remove cribbing or cofferdams. Perform all required sheeting, bracing, bailing, pumping, draining, and grouting.

Replace unsuitable material encountered below the elevation of the bottom of footings.

205-2.01 MATERIALS. Use materials that conform to the following:

Porous Backfill Material		Subsection 703-2.10

Foundation Fill		Subsection 703-2.13

CONSTRUCTION REQUIREMENTS

205-3.01 EXCAVATION.

1.	General. Clear and grub prior to starting excavation according to the requirements of Section 201.

Cut all rock or other hard foundation material to a firm surface, either level, stepped, or serrated, as directed, and remove all loose material.

- Do not disturb material below the bottom of spread footings, unless otherwise noted in the Contract.

Excavate to the bottom of footing prior to driving piles.  Do not excavate below the footing elevation unless otherwise noted in the Contract. When swell results from driving piles, excavate the footing area, to the elevation of the bottom of the footing, as shown on the Plans. When subsidence results from driving piles, backfill with foundation fill material, to the elevation of the bottom of the footing, as shown on the Plans.

Dispose of all necessary excavated material as provided in Subsection 203-3.01.

Do not alter streambed channel and do not place excavated materials in natural stream channels, unless shown on the Plans or approved in writing.

Give the Engineer in writing no less than 15 days advance notice prior to beginning excavation for spread footings to allow for inspection of the excavated surface. With this notification, identify the location and specify a time period of no less than two days for the Department to inspect the excavated surface. Dewater and remove all debris from the surface prior to the Department's inspection. Obtain the Engineer’s approval of the excavated surface prior to the placement of any formwork or foundation materials. Account for the time required by the Department to perform the inspection in the progress schedule submitted under Subsection 108-1.03. Suspension of work to allow for inspection is not a suspension of work per Subsection 108-1.06 and additional contract time will not be allowed.

2.	Foundations on Bedrock. Excavate for footings founded on bedrock, to the neat lines of the footings. Fill overbreak areas outside the neat lines of footings, with Class A concrete, at no additional cost to the Department.

3.	Cofferdams. Use suitable cofferdams as necessary wherever water-bearing strata are encountered above the elevation of the excavation. Construct foundation seals according to the requirements of Section 501.

Submit detailed working drawings showing proposed method of cofferdam construction, designed by a person proficient in cofferdam design.  The working drawings must be stamped with the seal of, dated by, and signed by  a Professional Engineer registered in the State of Alaska.  The details and clearance of cofferdams, which affect the character of the finished work, is subject to approval but other details of the design are your responsibility. Submit drawings at least 3 weeks in advance of cofferdam construction.

Extend cofferdams to the required depth or to bedrock. Adequately brace cofferdams and make them as watertight as practical. Provide sufficient clearance inside cofferdams to permit construction of forms and permit pumping outside of the forms.

Right or enlarge cofferdams which are tilted or moved out of position by any cause during the sinking process, to provide the necessary clearance and proper pier location.

When no foundation seal is shown on the Plans and the cofferdam cannot be dewatered, place a seal if the Engineer approves seal placement in writing.

Foundation seals, when shown on the Plans, may be eliminated as directed if the cofferdams can be dewatered without the seals when the excavation has been carried to the elevation of the bottom of the footing.

Construct cofferdams to protect concrete against damage from a sudden rising of the water and to prevent damage by erosion by venting cofferdams at low water or by other means that limit differential hydrostatic head.

No timber may extend into the completed substructure.

After substructure completion, remove sheet piling and other temporary structural materials in such a manner as to avoid disturbing the finished structure. Steel or concrete sheeting or bracing may be permitted to remain in the completed structure, subject to approval.

205-3.02 FOUNDATION FILL. Remove material that is unsuitable for supporting foundations, from the bottom of the footing to the depth as shown on the Plans.  Remove material that is unsuitable for approach slabs shown on the Plans.  Place foundation fill in 6-inch layers, compacted to meet Subsection 205-3.05.  Place foundation fill as uniformly as possible on all sides of structural units as shown on the Plans.  Avoid unbalanced loading of foundation fill material which could damage the structure.  When placed against concrete, place foundation fill in accordance with Section 501.

205-3.03 BACKFILL. Unless otherwise noted, reuse excavated material for backfill where shown on the Plans. If additional backfill is required, use material meeting Selected Material, Type C (Subsection 703-2.07), or as approved by the Engineer. Place backfill material in layers, and compact to the satisfaction of the Engineer. Bench slopes within the area to be filled.

Place underwater backfill in natural stream channels without compaction or layer requirements.

Place backfill as uniformly as possible on all sides of structural units. Avoid unbalanced loading of backfill which could damage the structure. When placed against concrete, place backfill according to the requirements of Section 501.

No ponding or jetting of backfill is allowed.

205-3.04 POROUS BACKFILL. Place porous backfill material continuously within a vertical plane 1 foot behind retaining walls and abutments, unless otherwise shown on the Plans.

Where weep holes are shown on the Plans or required by the Specifications, place not less than 1 cubic foot of Porous Backfill material in the fill at each hole, securely tied in a burlap bag, or wrapped with an acceptable geotextile fabric. Extend the wrapped Porous Backfill material at least 6 inches above the hole.

205-3.05 COMPACTION.  Compact material in conformance with the following, using moisture and density control unless the Engineer determines that such controls are not feasible.

1.	Compaction With Moisture and Density Control. The maximum density will be determined by WAQTC FOP for AASHTO T 180 or ATM 212.

Water or aerate as necessary to provide the approximate optimum moisture content for compaction.  Compact each layer to not less than 98% of the maximum density. Acceptance densities will be determined by WAQTC FOPs for AASHTO T 310 and T 224.

2.	Compaction Without Moisture and Density Control. Compact by routing construction equipment and/or rollers uniformly over the entire surface of each layer before the next layer is placed. Compact until the material does not rut under the loaded hauling equipment.

Keep dumping and rolling areas separate. Do not cover any lift by another until the Engineer has determined the required compaction is obtained.

205-4.01 METHOD OF MEASUREMENT. Section 109 and the following:

1.	Excavation.  Not measured for payment.

2.	Foundation Fill. By the actual volume of material accepted in final position.

3.	Porous Backfill Material.  Not measured for payment.

4.	Backfill. Not measured for payment.

205-5.01 BASIS OF PAYMENT.  Excavation for structures is subsidiary to item 203(3).

Material for backfill is subsidiary.  Clearing and grubbing within the excavation limits is subsidiary.

Porous Backfill Material includes all materials and construction operations for making weep holes. When item 205(4), Porous Backfill Material, does not appear in the bid schedule, porous backfill is subsidiary.

Excavation, removal, and disposal of material unsuitable for foundation fill is subsidiary.

Excavation for footings ordered by the Engineer, at a depth greater than 3 feet below the bottom of such footings shown on the Plans will be paid for as extra work under Subsection 109-1.05.

Where a bid item for cofferdams does not appear in the bid schedule, the work necessary to protect the excavation and control water is subsidiary.

Payment will be made under:

| ## Pay Item | ## Pay Unit |
| --- | --- |
| 205(3) Foundation Fill | Cubic Yard |

## SECTION 301

AGGREGATE BASE AND SURFACE COURSE

## Special Provisions

301-2.01 MATERIALS.  Add the following after the first sentence:  Recycled asphalt material (RAM) may be substituted for aggregate base course, inch for inch, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 1.5 inch sieve and 95-100 percent by weight passing the 1 inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| # Sieve | # Percent Passing by Weight |
| --- | --- |
| 1 inch | 100 |
| 3/4 inch | 70-100 |
| 3/8 inch | 42-90 |
| No. 4 | 28-78 |
| No. 16 | 11-54 |
| No. 50 | 5-34 |
| No. 100 | 3-22 |
| No. 200 | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAM.

301-3.03 SHAPING AND COMPACTION.  Add the following:  If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based determined by control strip method ATM 412.  Use a test strip with a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 80 psi (± 5 psi), and the roller shall have a minimum operating weight per tire of 3,000 pounds.

301-5.01 BASIS OF PAYMENT.  Add the following:  If recycled asphalt material is substituted for aggregate base course, it will be paid for as Item 301(1) Aggregate Base Course at the unit price shown on the bid schedule for that item.

(01/24/07)R176USC02

Replace Section 401 with the following:

SECTION 401

HOT MIX ASPHALT AND SURFACE TREATMENTS

Special Provisions

401-1.01 DESCRIPTION. Construct one or more layers of plant-mixed hot asphalt concrete pavement on an approved surface, to the lines, grades, and depths shown on the Plans.

###### MATERIALS

401-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN. Meet the requirements of Table 401-1 for the Job Mix Design performed according to ATM 417.

TABLE 401-1

hOT MIX Asphalt Design Requirements

| DESIGN PARAMETERS | CLASS “A” | CLASS “B” |
| --- | --- | --- |
| Stability, pounds | 1800 min. | 1200 min. |
| Flow, 0.01 inch | 8-14 | 8-16 |
| Voids in Total Mix, % | 3-5 | 3-5 |
| Compaction, number of blows each side of test specimen | 75 | 50 |
| Percent Voids Filled with Asphalt (VFA) | 65-75 | 65-78 |
| Asphalt Content, min. % | 5.0 | 5.0 |
| Dust-asphalt ratio* | 0.6-1.4 | 0.6-1.4 |
| Voids in the Mineral Aggregate (VMA), %, min. |  |  |
| Type I Type II Type III, IV | 12.0 13.0 14.0 | 11.0 12.0 13.0 |

*Dust-asphalt ratio is the percent of material passing the No. 200 sieve divided by the percent of effective asphalt (calculated by weight of mix).

The approved Job Mix Design will specify the target values for gradation, the target value for asphalt cement content, the Maximum Specific Gravity (MSG) of the hot mix asphalt, the additives, and the allowable mixing temperature range.

Target values for gradation in the Job Mix Design must be within the broad band limits shown in Table 703-3, for the type of hot mix asphalt specified.  For acceptance testing, hot mix asphalt concrete mixture will have the full tolerances in Table 401-2 applied.  Except the tolerances for the No. 200 sieve, the tolerance limits will apply even if they fall outside the broad band limits shown in Table 703-3.  The tolerance limits for the No. 200 sieve will be confined by the broad band shown in Table 703-3.  Tolerance limits will not be applied to the largest sieve specified.

Do not produce hot mix asphalt for payment until the Engineer approves the Job Mix Design.  Do not mix asphalt produced from different plants.

Use Hot Mix Asphalt Type II, Class B, minimum, for temporary pavement.

Submit the following to the Engineer at least 15 days before the production of hot mix asphalt:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process quality control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-3 for each type of hot mix asphalt specified in the Contract.

2.	Representative samples of each aggregate (coarse, intermediate, fine, and blend material and/or mineral filler, if any) in the proportions required for the proposed mix design. Furnish a total of 500 pounds of material.

3.	Five separate 1-gallon samples of the asphalt cement proposed for use in the hot mix asphalt.  Include name of product, manufacturer, test results of the applicable quality requirements of subsection 702-2.01, manufacturer's certificate of compliance according to subsection 106-1.05, a temperature viscosity curve for the asphalt cement or manufacturer's recommended mixing and compaction temperatures, and current Material Safety Data Sheet.

4.	One sample, of at least 1/2 pint, of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Material Safety Data Sheet.

The Engineer will then evaluate the material and the proposed gradation using ATM 417 and the requirements of Table 401-1 for the appropriate type and class of hot mix asphalt specified and establish the approved Job Mix Design that will become a part of the Contract.

No payment for hot mix asphalt for which a new Job Mix Design is required, will be made until the new Job Mix Design is approved.  Approved changes apply only to hot mix asphalt produced after the submittal of the changes.

Changes. Failure to achieve results conforming to Table 401-1 or changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio, will require a new Job Mix Design. Submit changes and new samples in the same manner as the original submittal.

Standard Modification

401-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN.

Contractor Mix Design. If a bid item for Job Mix Design, Item 401(8), appears in the Contract, perform a Job Mix Design following the requirements specified above. The Job Mix Design must be stamped with the seal of, dated by, and signed by a Professional Engineer registered in the State of Alaska. Furnish the Job Mix Design to the Engineer at least 15 working days before the production of asphalt concrete mixture. Submit samples to the Engineer, upon request, for Job Mix Design verification testing. Do not produce asphalt concrete mixture for payment until the Job Mix Design is approved.  E50(05/01/07)

Special Provisions

401-2.02 AGGREGATES. Conform to subsection 703-2.04.

Use a minimum of three stockpiles for crushed hot mix asphalt aggregate (coarse, intermediate, and fine). Place blend material or mineral filler, if any, in a separate pile.

401-2.03 ASPHALT CEMENT. Provide the grade of asphalt cement specified in the Contract meeting the applicable requirements of Section 702.  If not specified, use PG 52-28.

Provide test reports for each batch of asphalt cement showing conformance to the specifications in Section 702 before delivery to the project.  Require that the storage tanks used for each batch be noted on the test report, the anti-strip additives required by the mix design be added during load out for delivery to the project, and a printed weight ticket for anti-strip is included with the asphalt cement weight ticket.  The location where anti-strip is added may be changed with the written approval of the Engineer.

Furnish the following documents at delivery:

1.                  Manufacturer’s certificate of compliance (106-1.05).

2.                  Conformance test reports for the batch (Section 702).

3.                  Batch number and storage tanks used.

4.                  Date and time of load out for delivery.

5.                  Type, grade, temperature, and quantity of asphalt cement loaded.

6.                  Type and percent of anti-strip added.

401-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM 414 and included in the approved Job Mix Design.  At least 70% of the aggregate must remain coated when tested according to ATM 414.

401-2.05 PROCESS QUALITY CONTROL.  Sample and test materials for quality control of the hot mix asphalt according to subsection 106-1.03.  Provide copies of these test results to the Engineer within 24 hours.

Failure to perform quality control forfeits the Contractor’s right to a retest under subsection 401-4.02.

Submit a paving and plant control plan at the pre-paving meeting to be held a minimum of 5 working days before initiating paving operations.  Address the sequence of operations and joint construction.  Outline steps to assure product consistency, to minimize segregation, and to prevent premature cooling of the hot mix asphalt. Include a proposed quality control testing frequency for gradation, asphalt cement content, and compaction.

CONSTRUCTION REQUIREMENTS

401-3.01 WEATHER LIMITATIONS.  Do not place the hot mix asphalt on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mix.  Do not place hot mix asphalt unless the roadway surface temperature is 40 °F or warmer.

401-3.02 EQUIPMENT, GENERAL.  Use equipment in good working order and free of hot mix asphalt buildup.  Make equipment available for inspection and demonstration of operation a minimum of 24 hours before placement of hot mix asphalt.

401-3.03 ASPHALT MIXING PLANT.  Meet AASHTO M 156. Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the calibration data to the Engineer at least 4 hours before hot mix asphalt production.

Provide a scalping screen at the asphalt plant to prevent oversize material or debris from being incorporated into the hot mix asphalt.

Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3-way valve) for sampling asphalt cement.

Provide aggregate and asphalt cement sampling conditions meeting OSHA safety requirements.

401-3.04 HAULING EQUIPMENT. Haul hot mix asphalt in trucks with tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, lime water solution, or an approved manufactured asphalt release agent.  Do not use petroleum fuel as an asphalt release agent.

Cover the hot mix asphalt in the hauling vehicle, when directed.

401-3.05 ASPHALT PAVERS.  Use self-propelled pavers equipped with a heated vibratory screed.  Control grade and cross slope with automatic grade and slope control devices.  Use an erected string line, a 30-foot minimum mobile stringline (ski), or other approved grade follower, to automatically actuate the paver screed control system.  Use grade control on either (a) both the high and low sides or (b) grade control on the high side and slope control on the low side.

Equip the paver with a receiving hopper having sufficient capacity for a uniform spreading operation.  Equip the hopper with a distribution system to place the hot mix asphalt uniformly in front of the screed.

Use a screed assembly that produces a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the hot mix asphalt. Heat and vibrate screed extensions.  Place auger extensions within 20 inches of the screed extensions or per written manufacturer’s recommendations.

Equip the paver with a means of preventing the segregation of the coarse aggregate particles from the remainder of the bituminous plant mix when that mix is carried from the paver hopper back to the paver augers.  The means and methods used shall be approved by the paver manufacturer and may consist of chain curtains, deflector plates, or other such devices and any combination of these.

The following specific requirements apply to the identified bituminous pavers:

(1)             Blaw-Knox bituminous pavers shall be equipped with the Blaw-Knox Materials Management Kit (MMK).

(2)             Cedarapids bituminous pavers must have been manufactured in 1989 or later.

(3)             Caterpillar bituminous pavers shall be equipped with deflector plates.

The use of a “Layton Box” or equivalent towed paver is allowed on bike paths, sidewalks, and driveways.

401-3.06 ROLLERS.  Use both steel-wheel (static or vibratory) and pneumatic-tire rollers.  Operate rollers according to manufacturer's instructions.  Avoid crushing or fracturing of aggregate.  Use rollers designed to compact hot mix asphalt and reverse without backlash.

Use fully skirted pneumatic-tire rollers with a minimum operating weight of 3000 pounds per tire.

401-3.07 PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces conforming to the Plans and Specifications. Before applying tack coat to the existing surface, clean out loose material from cracks in existing pavement wider than 1 inch in width full depth then fill using asphalt concrete tamped in place.  Clean, wash, and sweep existing paved surfaces of loose material.

Preparation of a milled surface,

        	Prelevel remaining ruts, pavement delaminations, or depressions having a depth greater than ½-inch with Asphalt Concrete, Type IV.  No density testing is required for the leveling course material.  The Engineer will inspect and accept this material.

        	If planing breaks through existing pavement remove 2 inches of existing base and fill with Asphalt Concrete, Type II.  Notify the Engineer of pavement areas that might be considered thin or unstable during pavement removal.

Existing surface must be approved by the Engineer before applying tack coat.  Clean existing pave surfaces of loose material.

Before placing the hot asphalt mix, uniformly coat contact surfaces of curbing, gutters, sawcut pavement, cold joints, manholes, and other structures with tack coat material meeting Section 402.

Allow prime coat to cure and emulsion tack coat to break before placement of hot mix asphalt on these surfaces.

401-3.08 PREPARATION OF ASPHALT. Provide a continuous supply of asphalt cement to the asphalt mixing plant at a uniform temperature, within the allowable mixing temperature range.

401-3.09 PREPARATION OF AGGREGATES. Dry the aggregate so the moisture content of the hot mix asphalt, sampled at the point of acceptance for asphalt cement content, does not exceed 0.5% (by total weight of mix), as determined by WAQTC FOPT for AASHTO T 329.

Heat the aggregate for the hot mix asphalt to a temperature compatible with the mix requirements specified.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  Hot mix asphalt concrete containing soot or fuel is considered unacceptable according to subsection 105-1.11.

401-3.10 MIXING.  Combine the aggregate, asphalt cement and additives in the mixer in the amounts required by the Job Mix Design. Mix to obtain 98% coated particles when tested according to AASHTO T 195.

For batch plants, put the dry aggregate in motion before addition of asphalt cement.

Mix the hot mix asphalt within the temperature range determined by the Job Mix Design.

401-3.11 TEMPORARY STORAGE.  Silo type storage bins may be used, provided that the characteristics of the hot mix asphalt are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness, or stiffness of the hot mix asphalt are causes for rejection.

401-3.12 PLACING AND SPREADING.  Place the hot mix asphalt upon the approved surface, spread, strike off, and adjust surface irregularities.  Use asphalt pavers to distribute hot mix asphalt, including leveling courses.  The maximum compacted lift thickness allowed is 3 inches.

During placement, the Engineer may evaluate the hot mix asphalt immediately behind the paver for temperature uniformity.  Areas with temperature differences more than 25oF lower than the surrounding hot mix asphalt are likely to produce areas of low density.  Any thermal images and/or thermal profile data will become part of the project record and shared with the Contractor.  The Contractor shall immediately adjust laydown procedures to correct the problem.

Use hand tools to spread, rake, and lute the hot mix asphalt in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.

When the section of roadway being paved is open to traffic, pave adjacent traffic lanes to the same elevation within 24 hours.  Place approved material against the outside pavement edge when the drop off exceeds 2 inches.

When multiple lifts are specified in the Contract, do not place the final lift until all lower lifts throughout that section, as defined by the Paving Plan, are placed and accepted.

Do not pave against new Portland concrete curbing until it has cured for at least 72 hours.

Place hot mix asphalt over bridge deck membranes according to Section 508 and the manufacturer's specifications.

401-3.13 COMPACTION.  Thoroughly and uniformly compact the hot mix asphalt by rolling. In areas not accessible to large rollers, compact with mechanical tampers or trench rollers.  Compact hot mix asphalt immediately after it is placed and spread, and as soon as it can be compacted without undue displacement, cracking or shoving.  Perform initial breakdown compaction while the hot mix asphalt mixture temperature is greater than 235F and finish compaction before the surface temperature reaches 150F.  (07/03/03)E02

The target value for density is 94% of the maximum specific gravity (MSG), as determined by WAQTC FOP for AASHTO T 209.  For the first lot of each type of hot mix asphalt, the Job Mix Design will determine the MSG.  For additional lots, the MSG will be determined by the sample from the first sublot of each lot.

Acceptance testing for density will be performed in accordance with WAQTC FOP for AASHTO T 166/T 275 using a 6-inch diameter core.  (Acceptance testing for density of leveling course or temporary pavement is not required.)

Do not leave rollers or other equipment standing on hot mix asphalt that has not cooled sufficiently to prevent indentation.

401-3.14 JOINTS. Minimize the number of joints.  Place and compact the hot mix asphalt to ensure a continuous bond, texture, and smoothness between adjacent sections of the hot mix asphalt.

Remove to full depth improperly formed joints resulting in surface irregularities, replace with new hot mix asphalt, and thoroughly compact.

Precut pavement removal to a neat line with a power saw or by other method approved by the Engineer.

Form transverse joints by saw cutting back on the previous run to expose the full depth of layer with a power saw or other method approved by the Engineer or use a removable bulkhead. Skew transverse joints between 15-25 degrees.

Offset the longitudinal joints in one layer from the joint in the layer immediately below by at least 6 inches.  Align the joints of the top layer at the centerline or lane lines.  Where preformed marking tape striping is required, offset the longitudinal joint in the top layer not more than 12 inches from the edge of the stripe.

Uniformly coat joint surfaces below the final lift with tack coat conforming to Section 703 before placing any fresh HMA against the joint.

## Before placing an adjacent panel of hot mix asphalt to form a joint in the top layer, apply Crafco Pavement Joint Adhesive No. 34524 Deery Cold Joint Adhesive or approved equal, to the edge of the existing panel.  Edge surface preparation, application temperature, thickness, and method shall be according to manufacturer’s recommendations.

For the top layer of hot mix asphalt, the minimum specification limit for longitudinal joint density is 91% of the MSG of the panel completing the joint.  Cut one 6 inch diameter core centered on the longitudinal joint at each location the panel completing the joint is cored for acceptance density testing.  Density will be determined in accordance with WAQTC FOP for AASHTO T 166/T 275.

For areas that fail to achieve the prescribed joint density seal the surface of the longitudinal joints with Asphalt Systems GSB-78 or approved equal, while the hot mix asphalt is clean, free of moisture, and before traffic marking.  Longitudinal joint sealing shall be according to the manufacturer’s recommendations and an application rate of 0.15 gallons per square yard.  Apply the sealant at least 12 inches wide centered on the longitudinal joint.

Hot lapped joints formed by paving in echelon must be completed while the mat temperature is over 150F.  These joints do not need to be tacked and will be measured and evaluated for joint density.

Longitudinal joints will be evaluated for acceptance according to subsection 401-4.05.

401-3.15 SURFACE TOLERANCE.  The Engineer will test the finished surface after final rolling at selected locations using a 10 foot straightedge.  Correct variations from the testing edge, between any two contacts of more than 1/4 inch.

The finished surface of hot mix asphalt shall match dimensions shown on the Plans for horizontal alignment and width, profile grade and elevation, crown slope, and paving thickness.  Water shall drain without puddles, across the pavement surface.  The surface shall be of uniform texture and without ridges, humps, depressions, and roller marks.  The surface shall be free of raveling, cracking, tearing, rutting, asphalt cement bleeding, and aggregate segregation.  The hot mix asphalt shall be free of foreign material, uncoated aggregate, and oversize aggregate.

Any finished surface area that does not meet the requirements of this Subsection is deemed unacceptable as per Subsection 105-1.11.  The Engineer will determine whether the unacceptable hot mix asphalt shall either be corrected, or removed and replaced.  Submit correction methods to the Engineer for approval prior to correction work commencing.  (07/03/03)E02

401-3.16 PATCHING DEFECTIVE AREAS.  Remove hot mix asphalt that becomes contaminated with foreign material, is segregated, or is in any way determined to be defective.  Do not skin patch. Remove defective hot mix asphalt for the full thickness of the course.  Cut the pavement so that edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees.  Coat edges with a tack coat meeting Section 402 and allow to cure.  Place and compact fresh hot mix asphalt according to subsection 401-3.13 to grade and smoothness requirements.

Costs associated with patching defective areas are subsidiary to the Hot Mix Asphalt pay item.

401-3.17 TEMPERATURE REQUIREMENTS.  The Engineer may reject hot mix asphalt that is mixed, hauled, spread and placed, or compacted at a temperature outside the temperature range determined by either the Job Mix Design, by a control test strip, or by the Specifications.  Rejected hot mix asphalt is deemed unacceptable as per Subsection 105-1.11.  The Engineer will determine whether the unacceptable hot mix asphalt shall either be corrected, or removed and replaced.

At the Engineer’s discretion, the Contractor may be allowed to compact hot mix asphalt that is already placed and spread but is outside the temperature range.  If the compacted hot mix asphalt fails the Engineer’s tests for acceptance, it must be removed and replaced as per Subsection 105-1.11.  (07/03/03)E02

401-4.01 METHOD OF MEASUREMENT. Section 109 and the following:

Hot Mix Asphalt.

1.	By weighing.  No deduction will be made for the weight of asphalt cement or anti stripping additive.

2.	By the area of final hot mix asphalt surface.

Asphalt Price Adjustment.  Calculated by quality level analysis under subsection 401-4.03.

Asphalt Cement.  By the ton, as follows.

1.	Percent of asphalt cement for each sublot multiplied by the total weight represented by that sublot.  ATM 405 or WAQTC FOP for AASTHO T 308 will determine the percent of asphalt cement.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.  If no acceptance testing is required, the percent of asphalt cement is the target value for asphalt cement in the Job Mix Design.

2.	Supplier's invoices minus waste, diversion and remnant.  This procedure may be used on projects where deliveries are made in tankers and the asphalt plant is producing hot mix asphalt for one project only.

The Engineer may direct, at any time, that tankers be weighed in the Engineers presence before and after unloading. If the weight determined at the project varies more than 1% from the invoice amount, payment will be based on the weight determined at the project.

Any remnant or diversion will be calculated based on tank stickings or weighing the remaining asphalt cement. The Engineer will determine the method. The weight of asphalt cement in waste hot mix asphalt will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Method 1 will be used for determining asphalt quantity unless otherwise directed in writing.  The procedure initially used will be the one used for the duration of the project.  No payment will be made for any asphalt cement more than 0.4% above the optimum asphalt content specified in the Job Mix Design.

Job Mix Design. When specified, Contractor furnished Job Mix Designs will be measured at one per hot mix asphalt class and type.

Temporary Pavement.  By weighing.  No deduction will be made for the weight of asphalt cement or anti-stripping additive.

Longitudinal Joint Adhesive and Sealing.  No measurement will be made.

Preleveling.  By weighing.  No deduction will be made for the weight of asphalt cement or anti stripping additive.

401-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of each class and type of hot mix asphalt produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 5,000 tons.  The lot will be divided into sublots of 500 tons, each randomly sampled and tested for asphalt cement content, density, and gradation according to this subsection.  If the project has more than 1 lot, and less than 8 additional sublots have been sampled at the time a lot is terminated, either due to completion of paving operations or the end of the construction season (winter shutdown), the material in the shortened lot will be included as part of the prior lot.  The price adjustment computed, according to subsection 401-4.03, for the prior lot will include the samples from the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1,500 tons and 4,999 tons, the contract quantity will be considered one lot.  The lot will be divided into sublots of 500 tons and randomly sampled for asphalt cement content, density, and gradation according to this subsection except that a determination for outliers will not be performed.  Hot mix asphalt quantities of less than 300 tons remaining after dividing the Contract quantity into sublots will be included in the last sublot.  Hot mix asphalt quantities of 300 tons or greater will be treated as an individual sublot.  The lot will be evaluated for price adjustment according to subsection 401-4.03 except as noted.

For Contract quantity of less than 1,500 tons (and for temporary pavement), hot mix asphalt will be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the hot mix asphalt to the specified depth and finished surface requirements and tolerances.  The Engineer reserves the right to perform any testing required in order to determine acceptance.  Remove and replace any hot mix asphalt that does not conform to the approved JMD.

If hot mix asphalt fails to meet the requirements of this Subsection, the Engineer may determine a price reduction for asphalt as per Subsection 105-1.03; or the Engineer may direct you either to correct, or to remove and replace the unacceptable area as per Subsection 105-1.11.  (07/03/03)E02

Samples collected at the plant from dry batched aggregates, the conveyor system, or the asphalt cement supply line shall be taken by the Contractor in the presence of the Engineer.  The Engineer will take immediate possession of the samples.

1. 	Asphalt Cement.  Hot mix samples taken for the determination of asphalt cement content will be taken randomly from behind the screed before initial compaction, at the end of the auger, or from the windrow according to WATC FOP for AASHTO T 168 and ATM 403, as directed by the Engineer.  Hot mix asphalt samples taken for the determination of both asphalt cement content and gradation will be taken randomly from behind the screed before initial compaction or from the windrow according to WAQTC FOP for AASHTO T 168 and ATM 403.

Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  At the discretion of the Engineer, asphalt cement content will be determined according to ATM 405 or WAQTC FOP for AASHTO T 308.

2.	Aggregate Gradation.

a.	Drum Mix Plants.  Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a diverter device, or from the stopped conveyor belt according to WAQTC FOP for AAHSTO T2, or from the same location as samples for the determination of asphalt cement content.  Locate diverter devices for obtaining aggregate samples from drum mix plants on the conveyor system delivering combined aggregates into the drum.  Divert aggregate from the full width of the conveyor system and maintain the diverter device to provide a representative sample of aggregate incorporated into the hot mix asphalt.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  The aggregate gradation for samples from the conveyor system will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For hot mix asphalt samples, the gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

- Batch Plants.  Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates according to WAQTC FOP for AASHTO T 2. Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  Dry batched aggregate gradations will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For hot mix asphalt samples, the aggregate gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

3.	Density.  Cut full depth core samples from the finished hot mix asphalt within 24 hours after final rolling. Neatly cut one 6 inch diameter core sample with a core drill at each location marked by the Engineer.  Use a core extractor to prevent damage to the core.  The Engineer will determine the density of the core samples in accordance with WAQTC FOP for AASHTO T 166/T 275.  Do not core hot mix asphalt on bridge decks. Backfill and compact voids left by coring with new hot mix asphalt within 24 hours.

Cores for longitudinal joint density shall be centered on the longitudinal joint at each location the panel completing the joint is cored for mat density acceptance testing.

4.	Retesting.  A retest of any sample outside the limits specified in Table 401-2 may be requested provided the quality control requirements of 401-2.05 are met. Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  The Engineer will mark the sample location for the density retest within a 2 foot radius of the original core.  The original test results will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample is allowed.  Except for the first lot, gradation and asphalt cement content are determined from the same sample, retesting for gradation or asphalt cement from the first sublot of a lot will include retesting for the MSG; when separate samples are used, retesting for asphalt cement content will include retesting for MSG.

5.	Asphalt Cement.  The lot size for asphalt cement will normally be 200 tons.  If a project has more than one lot and the remaining asphalt cement quantity is less than 150 tons, it will be added to the previous lot and that total quantity will be evaluated for price adjustment as one lot.  If the remaining asphalt cement quantity is 150 tons or greater, it will be sampled, tested and evaluated as a separate lot.

If the contract quantity of asphalt cement is between 85 – 199 tons, the contact quantity will be considered as one lot and sampled, tested, and evaluated in accordance with this subsection.  Quantities of asphalt cement less than 85 tons will be accepted based on manufacturer’s certified test reports and certification of compliance.

Asphalt cement will be sampled according to WAQTC FOP for AASHTO T 40, tested for conformance to the specifications in Section 702, and evaluated for price adjustment according to 401-4.03.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.  Three separate samples from each lot will be taken, one for acceptance testing, one for Contractor retesting, and one held in reserve for referee testing if applicable.

The total asphalt cement price adjustment is the sum of the individual lot price adjustments and will be subtracted under Item 401(6) Asphalt Price Adjustment.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to each type of Hot Mix Asphalt for which the contract quantity equals or exceeds 1,500 tons, except as specified in subsection 401-4.02.

Acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis method as specified in subsection 106-1.03 to determine the total estimated percent of the lot that is within specification limits.

The price adjustment is based on the lower of two pay factors.  The first factor is a composite pay factor for hot mix asphalt that includes gradation and asphalt cement content.  The second factor is for density.

A lot containing hot mix asphalt with less than a 1.00 pay factor will be accepted at an adjusted price, provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing hot mix asphalt that fails to obtain at least a 0.75 pay factor will be considered unacceptable and rejected under subsection 105-1.11.

The Engineer will reject hot mix asphalt that appears to be defective based on visual inspection.  A minimum of two samples will be collected from the rejected hot mix asphalt and tested if requested.  If test results are within specification limits, payment will be made for the hot mix asphalt.  If any of the test results fail to meet specifications, no payment will be made and the cost of the testing will be subtracted under Item 401(6) Asphalt Price Adjustment.  Costs associated with removal and disposal of the rejected hot mix asphalt are subsidiary to the Hot Mix Asphalt pay item.

Outlier Test.  Before computing the price adjustment, the validity of the test results will be determined by SP-7, the Standard Practice for Determination of Outlier Test Results. Outlier test results will not be included in the price adjustment calculations.

When gradation and asphalt cement content are determined from the same sample, if any size on the gradations test or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sublot will not be included in the price adjustment.  The density test result for that sublot will be included in the price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price adjustment, however, the gradation and asphalt cement content results for that sublot will be included provided neither is an outlier.

When gradation and asphalt cement content are determined from separate samples, if any sieve size on the gradation test is an outlier, then the gradation test results for that sample will not be included in the price adjustment.  The asphalt cement content and density test results for that sublot will be included in the price adjustment provided neither is an outlier.  If the asphalt cement content test result is an outlier, it will not be included in the price adjustment but the gradation and density test results for the sublot will be included provided neither is an outlier.  If the density test result is an outlier, it will not be included in the price adjustment but the gradation and asphalt cement content test results will be included provided neither is an outlier.

Quality Level Analysis. Pay factors are computed as follows:

1.	Outliers (determined by SP-7), and any test results on material not incorporated into the work, are eliminated from the quality level analysis.

The arithmetic mean () of the remaining test results is determined:

Where:	= summation of

x = individual test value to xn

n = total number of test values

is rounded to the nearest tenth for density and sieve sizes except the No. 200 sieve.  is rounded to the nearest hundredth for asphalt cement content and the No. 200 sieve.

2.	The sample standard deviation(s), after the outliers have been excluded, is computed:

Where:	(x2)	=	sum of the squares of individual test values.

(x)2	=	square of the sum of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the No. 200 sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt cement content and the No. 200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and all sieves except the No. 200. Use s = 0.020 for asphalt cement content and the No. 200 sieve.

3.	The USL and LSL are computed.  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 401-2.  The TV is the specification value specified in the approved Job Mix Design. Specification tolerance limits for the largest sieve specified will be plus 0 and minus 1 when performing PWL calculations.  The TV for density is 94% of the maximum specific gravity (MSG), the LSL is 92% of MSG and the USL is 98%.

TABLE 401-2

LOWER SPECIFICATION LIMIT (LSL) & UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 3/4 inch sieve | TV-6.0 | TV+6.0 |
| 1/2 inch sieve | TV-6.0 | TV+6.0 |
| 3/8 inch sieve | TV-6.0 | TV+6.0 |
| No. 4 sieve | TV-6.0 | TV+6.0 |
| No. 8 sieve | TV-6.0 | TV+6.0 |
| No. 16 sieve | TV-5.0 | TV+5.0 |
| No. 30 sieve | TV-4.0 | TV+4.0 |
| No. 50 sieve | TV-4.0 | TV+4.0 |
| No. 100 sieve | TV-3.0 | TV+3.0 |
| No. 200 sieve1 | TV-2.0 | TV+2.0 |
| Asphalt % | TV-0.4 | TV+0.4 |
| Mat Density % | 92 | 98 |

Note 1.Tolerances for the No. 200 sieve may not exceed the broad band limits in Table 703-3.

4.	The Upper Quality Index (QU) is computed:	QU

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	The Lower Quality Index (QL) is computed:	QL

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	PU (percent within the upper specification limit which corresponds to a given QU) is determined. See Subsection 106-1.03.

7.	PL (percent within the lower specification limit which corresponds to a given QL) is determined. See Subsection 106-1.03.

8.	The Quality Level (the total percent within specification limits) is determined for aggregate gradation, asphalt cement content, and density.

Quality Level = (PL + PU) - 100

9.	Using the Quality Levels from Step 8, the lot Pay Factor is determined for Density (DPF) and gradation and asphalt cement content pay factors (PF) from Table 106-2. The maximum pay factor for the largest sieve size specification for gradation is 1.00.

10.	The Composite Pay Factor (CPF) for the lot is determined using the following formula:

[f3/4 inch (PF3/4 inch) + f1/2 inch (PF1/2 inch) +....fac (PFac)]

CPF =

Sf

The CPF is rounded to the nearest hundredth.

Table 401-3 gives the weight factor (f) for each sieve size and asphalt cement content.

TABLE 401-3

WEIGHT FACTORS

| ###### Sieve Size | Type I | Type II | Type III |
| --- | --- | --- | --- |
|  | ###### Factor “f” | Factor “f” | ###### Factor “f” |
| 1 inch sieve | 4 |  |  |
| 3/4 inch sieve | 4 | 4 |  |
| 1/2 inch sieve | 4 | 5 | 4 |
| 3/8 inch sieve | 4 | 5 | 5 |
| No. 4 sieve | 4 | 4 | 5 |
| No. 8 sieve | 4 | 4 | 5 |
| No. 16 sieve | 4 | 4 | 5 |
| No. 30 sieve | 4 | 5 | 6 |
| No. 50 sieve | 4 | 5 | 6 |
| No. 100 sieve | 4 | 4 | 4 |
| No. 200 sieve | 20 | 20 | 20 |
| Asphalt Cement Content, % | 40 | 40 | 40 |

The price adjustment will be based on either the CPF or DPF, whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1.00] x (tons in lot) x (PAB)

* CPF or DPF, whichever is lower.

## PAB = Price Adjustment Base  = $70 per ton

The total asphalt concrete price adjustment is the sum of all price adjustments for each lot and will be adjusted under Item 401(6) Asphalt Price Adjustment.

EVALUATION OF ASPHALT CEMENT

Asphalt cement will be randomly sampled and tested every 200 tons and evaluated for price adjustment.  If the last sample increment is 100 tons or less, that quantity of asphalt cement will be added to the quantity represented by the previous sample and the total quantity will be evaluated for price adjustment.  If the last sample increment is greater than 100 tons, it will be sampled, tested and evaluated separately.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.

The total asphalt cement price adjustment is the sum of the individual sample price adjustments and will be subtracted under Item 401(6) Asphalt Price Adjustment.

Table 401-4

ASPHALT CEMENT PAY REDUCTION FACTORS

(Use the single, highest pay reduction factor)

|  | #### Spec | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 0 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.1 | 0.25 | Reject or Engr Eval |
| ##### Tests On Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | <3 Pa-s | <3 |  | >3 |  |  |  |  |  |  |
| Dynamic Shear | >1.00 kPa | >1.00 |  | 0.88-0.99 |  |  |  | 0.71-0.89 | 0.50-0.70 | <0.50 |
| Toughness | >110 in-lbs | >93.5 | 90.0-93.4 | 85.0-89.9 | 80.0-84.9 | 75.0-79.9 | 70.0-74.9 |  |  | <70.0 |
| Tenacity | >75 in-lbs | >63.8 | 61.0-63.7 | 58.0-60.9 | 55.0-57.9 | 52.0-54.9 | 48.0-51.9 |  |  | <48.0 |
| ##### Tests On RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | <1.00 % | <1.00 |  | 1.001-1.092 |  |  |  | 1.093-1.184 | 1.185-1.276 | >1.276 |
| Dynamic Shear | >2.20 kPa | >2.20 |  | 1.816-2.199 |  |  |  | 1.432-1.815 | 1.048-1.431 | <1.048 |
| ##### Test On PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | <5000 kPa | <5000 |  | 5001-5289 |  |  |  | 5290-5578 | 5579-5867 | >5867 |
| Creep Stiffness, S | <300 MPa | <300 |  | 301-338 |  |  |  | 339-388 | 389-450 | >450 |
| Creep Stiffness, m-value | >0.300 | >0.300 |  | 0.287-0.299 |  |  |  | 0.274-0.286 | 0.261-0.273 | <0.261 |
| Direct Tension | >1.0 % | >1.0 |  | 0.86-0.99 |  |  |  | 0.71-0.85 | 0.56-0.70 | <0.56 |

# Asphalt Cement Price Adjustment for each sample = 5 x PAB x Qty X PRF

PAB = Price Adjustment Base

Qty = Quantity of asphalt cement represented by asphalt cement sample

PRF = Pay Reduction Factor from Table 401-4

Asphalt Cement Appeal Procedure.  Once notified of a failing test result of an asphalt cement sample, the Contractor has 21 days to issue a written appeal.  The appeal must be accompanied by all of the Contactor’s quality control test results and a test result of Contactor’s sample of this lot tested by an AASHTO accredited asphalt laboratory (accredited in the test procedure in question).  The Engineer will review these test results and using ASTM D3244 determine a test value upon which to base a price reduction.

If the Contractor challenges this value, then the referee sample held by the Engineer will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  This test result will be incorporated into the ASTM D3244 procedure to determine a test value upon which to base a price reduction.  If this final value incurs a price adjustment, the Contractor under Item 408(3) Asphalt Price Adjustment, shall pay the cost of testing the referee sample.

The total Asphalt Price Adjustment is the sum of all the price adjustments for each lot and will be included in 401(6) Asphalt Price Adjustment.

EVALUATION OF LONGITUDINAL JOINT DENSITY.  Longitudinal joint density price adjustments apply when hot mix asphalt quantities are equal to or greater than 1,500 tons.  A longitudinal joint density price adjustment for the top layer will be based on the average of all the joint densities on a project and determined as follows:

1.	If project average joint density is less than 91% MSG, apply the following disincentive:

- Longitudinal joint density price adjustment equal to $3.00 per lineal foot is deducted under Item 401(6) Asphalt Price Adjustment.

- Sections of longitudinal joint represented by cores with less than 91% density shall be surface sealed according to subsection 401-3.14.

2.	If project average joint density is greater than 92% MSG apply the following incentive:

Longitudinal joint density price adjustment equal to $1.50 per linear foot is added under Item 401(6) Asphalt Price Adjustment.

The longitudinal joint price adjustment will be included in Item 401(6) Asphalt Price Adjustment.

401-5.01 BASIS OF PAYMENT.

Asphalt cement, anti-strip additives for Item 401(3) Temporary Hot Mix Asphalt, or for hot mix asphalt for leveling course is subsidiary to item 401(3).

Sealing the surface of longitudinal joints according to subsection 401-3.12 will be subsidiary to 401 items.

Grading, compacting, and surface preparation for constructing paved pathway transitions at the Alyeska Highway intersection is subsidiary to Item 401(1).

Asphalt cement, anti stripping additives, tack coat, and crack sealing (401-3.07) are subsidiary to the hot mix asphalt unless specified as pay items.

Price adjustments will not apply to:

1.	Hot Mix Asphalt for leveling course

2.	Temporary Hot Mix Asphalt

Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 401(6) Asphalt Price Adjustment.

The Engineer will assess a fee of $2,500.00 under Item 401(6) Asphalt Price Adjustment, for each mix design subsequent to the approved Job Mix Design for each Type and Class of Hot Mix Asphalt specified.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 401(1) Hot Mix Asphalt, Type __; Class __ | Ton |
| 401(2) Asphalt Cement, __ | Ton |
| 401(6) Asphalt Price Adjustment | Contingent Sum |

R199USC04(02/21/07)

Standard Modification

401-5.02 ASPHALT MATERIAL PRICE ADJUSTMENT.

Asphalt Material Price Adjustment. This subsection provides a price adjustment for asphalt material by: (1) additional compensation to the contractor or (2) a deduction from the contract amount.

- This provision shall apply to asphalt material meeting the criteria of Section 702, and is included in items listed in the bid schedule of Sections 306, 307, 308, 401 thru 405, 608, and 609.

- This provision shall only apply to cost changes in asphalt material that occur between the date of bid opening and the date the asphalt material is incorporated into the project.

- The asphalt material price adjustment will only apply when:

  - There is more than 500 tons of asphalt material in the bid schedule of Sections described in Item 1; and

  - There is more than a seven and one half percent (7.5%) increase or decrease in the Alaska Asphalt Material Price Index, from the date of bid opening to the date the asphalt material is incorporated into the project.

- As used in this Subsection, the Alaska asphalt material price index is calculated bi-monthly on the first and third Friday of each month, and will remain in effect from the day of calculation until the next bi-monthly calculation. The Alaska asphalt material price index is posted on the Department’s Statewide Materials website, and calculated according to the formula posted there.

- Price adjustment will be cumulative and calculated with each progress payment. Use the price index in effect on the last day of the pay period, to calculate the price adjustment for asphalt material incorporated into the project during that pay period. The Department will increase or decrease payment under this contract by the amount determined with the following asphalt material price adjustment formula:

For an increase exceeding 7.5%,

additional compensation = [(IPP – IB) – (0.075 x IB)] x Q

For a decrease exceeding 7.5%,

deduction from contract     = [(IB – IPP) – (0.075 x IB)] x Q

Where:

Q	=	Quantity of Asphalt Material incorporated into project during the pay period, in tons

IB 	=	Index at Bid: the Bi-monthly Alaska asphalt material price index in effect on date of bid, in dollars per ton

IPP 	=	Index at Pay Period: the Bi-monthly Alaska asphalt material price index in effect on the last day of the pay period, in dollars per ton

- Method of measurement for determining Q (quantity) is the weight of asphalt material that meets the criteria of this subsection and is incorporated into the project. The quantity does not include aggregate, mineral filler, blotter material, thinning agents added after material qualification, or water for emulsified asphalt.

- Basis of payment is:

| Pay Item | Pay Unit |
| --- | --- |
| 401(10) Asphalt Material Price Adjustment | Contingent Sum |

E55(05/01/07)

Replace Section 501 with the following:

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01 DESCRIPTION. Furnish, place, finish, and cure portland cement concrete for structures and incidental construction as shown on the Plans. Use the following classes of concrete, as specified on the Plans.

# classes of concrete

Class A:	General use concrete

Class A-A:	Concrete where improved strength and durability is required

Class S:	Seal concrete deposited under water

Class W:	Minor concrete construction

501-1.02 DEFINITIONS.

ADMIXTURE. A material other than water, aggregates, hydraulic cement, and fiber reinforcement, used as an ingredient of a cementitious mixture to modify its freshly mixed, setting, or hardened properties and that is added to the batch before or during its mixing.

AIR-ENTRAINING ADMIXTURE. An admixture that causes the development of a system of microscopic air bubbles in concrete, mortar, or cement paste during mixing, usually to increase its workability and resistance to freezing and thawing.

SET-ACCELERATING ADMIXTURE. An admixture that causes an increase in the rate of hydration of the hydraulic cement and thus shortens the time of setting, increases the rate of strength development, or both.

SET-RETARDING ADMIXTURE. An admixture that causes a decrease in the rate of hydration of the hydraulic cement and lengthens the time of setting.

WATER-REDUCING ADMIXTURE. An admixture that either increases slump of freshly mixed mortar or concrete without increasing water content or maintains slump with a reduced amount of water, the effect being due to factors other than air entrainment.

WATER-REDUCING ADMIXTURE (HIGH-RANGE). A water-reducing admixture capable of producing large water reduction or great flowability without causing undue set retardation or entrainment of air in mortar or concrete.

AGITATION. The process of providing motion in mixed concrete just sufficient to prevent segregation or loss of plasticity.

CAMBER. A deflection that is intentionally built into a structural element or form to improve appearance or to nullify the deflection of the element under the effects of loads, shrinkage, and creep.

CHAMFER. Either a beveled edge or corner formed in concrete work by means of a chamfer strip.

CONSOLIDATION. The process of inducing a closer arrangement of the solid particles in freshly mixed concrete during placement by the reduction of voids, usually by vibration, centrifugation, rodding, tamping, or some combination of these actions.

CONSTRUCTION JOINT. The surface where two successive placements of concrete meet, across which it is desirable to achieve bond and through which reinforcement may be continuous.

CURING. Action taken to maintain moisture and temperature conditions in a freshly placed cementitious mixture to allow hydraulic cement hydration and (if applicable) pozzolanic reactions to occur so that the potential properties of the mixture may develop.

CURING COMPOUND. A liquid that can be applied as a coating to the surface of newly placed concrete to retard the loss of water and, in the case of pigmented compounds, reflects heat so as to provide an opportunity for the concrete to develop its properties in a favorable temperature and moisture environment.

DURABILITY. The ability of concrete to resist weathering action, chemical attack, abrasion, and other conditions of service.

FALSEWORK. The temporary structure erected to support work in the process of construction; composed of shoring or vertical posting, formwork for beams and slabs, and lateral bracing.

FORM. A temporary structure or mold for the support of concrete while it is setting and gaining sufficient strength to be self-supporting.

HARDENED CONCRETE. Concrete that has developed sufficient strength to serve some purpose or resist breaking under stipulated loading.

HAUNCH. A deepened portion of a beam or deck in the vicinity of a support.

HONEYCOMB. Voids left in concrete due to failure of the mortar to effectively fill the spaces among coarse-aggregate particles.

KEYWAY. A recess or groove in one lift or placement of concrete that is filled with concrete of the next lift or grout, giving shear strength to the joint.

LAITANCE. A layer of weak material derived from cementitious material and aggregate fines either: 1) carried by bleeding to the surface or to internal cavities of freshly placed concrete; or 2) separated from the concrete and deposited on the concrete surface or internal cavities during placement of concrete underwater.

RETEMPER. To add water and remix concrete or mortar to restore workability to a condition in which the mixture is placeable or usable.

ROCK POCKET. A porous, mortar-deficient portion of hardened concrete consisting primarily of coarse aggregate and open voids; caused by leakage of mortar from the form, separation (segregation) during placement, or insufficient consolidation.

SCREED. To strike off concrete lying beyond the desired plane or shape. A tool for striking off the concrete surface, sometimes referred to as a strikeoff.

SUBLOT. A subordinate defined quantity representing a larger lot.

TREMIE. A pipe or tube through which concrete is deposited having, at its upper end, a hopper for filling and a bail for moving the assemblage.

501-2.01 MATERIALS. Use materials that conform to the following:

Portland Cement	Section 701

Blended Hydraulic Cement	Section 701

Grout	Subsection 701-2.03

Fine Aggregate	Subsection 703-2.01

Coarse Aggregate	Subsection 703-2.02

Joint Materials	Subsection 705-2.03

Curing Materials	Subsection 711-2.01

Chemical Admixtures	Subsection 711-2.02

Fly Ash	Subsection 711-2.03

Water	Subsection 712-2.01

Expanded Polyethylene	Closed-cell expanded polyethylene planks with a density of 2.3 lb/ft3 +/- 0.1 as determined by ASTM D3575, Suffix W, Method B. Maximum compressive deflection of 50% at 18 psi +/- 2 as determined by ASTM D3575, Suffix D.

Elastomeric Bearing Pads	Subsection 720-2.01

Concrete Anchor Inserts	Submit for Engineer’s approval.

Water Stops	Section 723

Utiliduct, Steel	ASTM A53

Utiliduct, HDPE	Subsection 706-2.08

Structural Steel	Section 716

Epoxy Cartridge System	Subsection 712-2.19

Epoxy Adhesive for Elastomeric Bearing Pads	Subsection 720-2.02

Epoxy Adhesive for Crack Sealing	AASHTO M 235, Type IV, Grade 3, Class A

Epoxy Adhesive for Crack Injection	AASHTO M 235, Type IV, Grade 1, Class A

### CONSTRUCTION REQUIREMENTS

501-3.01 PROPORTIONING. Be responsible for the design, construction, and performance of all concrete mixes used in structures.

1.	Contractor Mix Design. Design normal weight concrete, according to ACI Publication 301, Subsection 4.2.3 and ACI Publication 214 using the absolute volume method per ACI Publication 211.1. Determine the final proportions to produce concrete of the specified compressive strength and specified class of concrete. Meet the proportion and property requirements in Table 501-1 and Table 501-2 for the specified class of concrete. The specified compressive strength (f'c) is the 28-day compressive strength designated on the Plans. If the compressive strength in not designated on the Plans, the specified compressive strength is the 28-day compressive strength in Table 501-3. Verify your mix design by mixing and testing laboratory trial batches.

Calculate the required average compressive strength (f'cr) based on the specified compressive strength and field test data in accordance with ACI Publication 301, Subsection 4.2.3.

Submit a written mix design for each specified class of concrete and specified compressive strength to the Engineer for approval at least 45 days prior to scheduled production. Submit the mix design on Form 25D-203. Include the following:

a.	Mixture Proportions. Submit concrete mixture proportions and characteristics including the amount of cement and amount of each admixture per cubic yard of concrete.

Include the amounts of fine and coarse aggregate (in a saturated surface-dry condition) per cubic yard of concrete, including the specific gravity and absorption values for the aggregates.

Include the amount of mix water.

b.	Mixture Proportion Data. Submit test records indicating the proposed concrete proportions produce an average compressive strength equal to or greater than the required average compressive strength. Include the specified compressive strength, required average compressive strength, and field test data used to establish the required average compressive strength. Submittals without test records will be rejected.

c.	Concrete Materials. Submit the name, type, source and brand of each product. Include manufacturer’s certificate of compliance for each product.

(1)	Cementation Materials. Include types, classes, producers' names, plant locations, and mill test reports.

(2)	Admixtures.	Include types, brand names, producers, and manufacture's catalog giving complete data on the material and procedure for use.

(3)	Aggregates. Include types, pit or quarry locations, producers' names, gradations, specific gravities, and absorption values.

(4)	Water and Ice. Include the source of supply. Make ice from water meeting Subsection 501-2.01.

d.	Field Test Data Basis. When field test data is used as a basis for selecting proportions for a concrete mixture, submit data on materials and mixture proportions with supporting test results confirming conformance with the specified requirements. Provide documentation the field tests were performed in accordance with the test methods in Subsection 501-3.04.4.

e.	Mixture Proportion Adjustments. Submit all adjustments to mixture proportions or changes in materials, along with supporting documentation, made during the course of the work.

f.	Trial Batch Test Verification Data. Submit data on materials and mixture proportions with supporting test results confirming conformance with specified requirements. Include data indicating the trial batch test results produced an average compressive strength equal to or greater than the required average compressive strength. Perform tests in accordance with the test methods in Subsection 501-3.04.4.

The Engineer may require samples of aggregate, cement, and admixtures to verify the mix design. If requested, furnish representative samples (330 pounds each) of both coarse and fine aggregates and 1 sack (94 pounds) each of portland cement and fly ash to be used in the mixture. Ensure that the Department receives these samples and the proposed substitution percent of fly ash at least 45 days before the mixture’s scheduled production for the project.

TABLE 501-1

PROPORTION REQUIREMENTS

| Class of Concrete | A | A-A | S | W |
| --- | --- | --- | --- | --- |
| Cement Content*, sacks/ yd3, minimum | 6.0 | 7.0 | 7.0 | 5.0 |
| Water Cement Ratio, lbs/lbs, maximum | 0.50 | 0.44 | 0.53 | 0.58 |
| Coarse Aggregate Gradation, AASHTO M 43** | No. 57 or 67 | No. 57 or 67 | No. 57 or 67 | No. 57 or 67 |

*Cement content is based on 94-pound sacks and all cementitious materials.

**Alternative sizes of coarse aggregate, as shown in Table 1 of AASHTO M 43, may be used when approved by the Engineer.

# TABLE 501-2

PROPERTY REQUIREMENTS OF FRESHLY MIXED CONCRETE

| Class of Concrete | A | A-A | S | W |
| --- | --- | --- | --- | --- |
| Slump Range*, inches | 2-4** | 1-3 | 4-8 | 1-5 |
| Entrained Air Range, % | 4-7 | 5-8 | None | 3-7 |

*Slump may be increased 2 inches, when a water reducer is used.

**Slump may be adjusted to less than 2 inches for slip-formed concrete.

TABLE 501-3

SUPPLEMENTAL STRENGTH REQUIREMENTS

| Class of Concrete | A | A-A | S | W |
| --- | --- | --- | --- | --- |
| Compressive Strength, psi | 4,000 | 5,000 | 3,000 | 2,500 |

2.	Adjustment for New Materials. Do not use new materials until the Engineer has approved such materials and has approved the mix design designating new proportions, based on tests of trial mixes as provided in Subsection 501-3.01.1.

3.	Using Fly Ash. Use fly ash in concrete only with the Engineer’s approval. Comply with the following:

- a.	Use fly ash as a substitute for portland cement up to a maximum of 20% by weight of portland cement.

- b.	Replace cement with fly ash according to these ratios:

| Class of Fly Ash | Replacement Ratio Fly Ash/Cement (lb/lb) |
| --- | --- |
| Class F | 1.25 |
| Class C | 1.00 - 1.25 |

- c.	Do not use fly ash in high early strength concrete.

In the request to use fly ash, include a single substitution percentage and a single replacement ratio for each class of concrete in which fly ash is proposed.

As an alternative to using fly ash and cement as separate components, you may use a blended hydraulic cement.

4.	Using Admixtures. Include test results demonstrating that the admixture conforms to these Specifications.

When using two or more admixtures in the same mix from different manufacturers, provide manufacturer’s certifications showing that they are compatible.

Do not use admixtures containing calcium chloride.

Add concrete admixtures to the concrete mix in accordance with the manufacturer's written procedure and as approved by the Engineer.

5.	Approval. Obtain the Engineer’s approval of all mix designs, prior to use.

501-3.02 BATCHING. Except as provided in this specification, use a central batching plant to handle, measure, and batch the materials.

1.	Portland Cement. Use either sacked or bulk cement. Do not use a fraction of a sack of cement in a batch of concrete unless the cement is weighed.

Weigh bulk cement on a certified weighing device. Ensure that the bulk cement weighing hopper is properly sealed and vented to prevent dusting during operation. Do not suspend the discharge chute from the weighing hopper. Arrange the chute so that cement will not lodge in it or leak from it. Interlock the bulk cement hopper’s discharge mechanism against:

- a.	opening before the full batch is in the hopper and while the hopper is being filled,

b.	closing before the hopper contents are entirely discharged and the scales are back in balance, and

c.	opening if the batch in the hopper is either over or under weight by more than 1% of the amount specified.

2.	Water. Measure water either by volume or by weight. Ensure that the accuracy for measuring all water, including wash water, is within 1%. Unless the water is to be weighed, include with the water-measuring equipment an auxiliary tank that will fill the measuring tank. Use a measuring tank equipped with an outside tap and valve to help in checking the setting, unless another means can readily and accurately determine the amount of water in the tank.

3.	Aggregates. When building up stockpiles, prevent segregation. Do not stockpile aggregates from different sources and of different gradings together.

When transporting aggregates from stockpiles or other sources to the batching plant, maintain a uniform grading of the material. Do not use aggregates that have become segregated or mixed with earth or foreign material. If aggregates have been produced or handled by hydraulic methods, or if they have been washed, stockpile them or bin them for draining at least 12 hours before they are batched. Rail shipment requiring more than 12 hours is adequate as binning if the car bodies drain freely. If the aggregates contain high or non-uniform moisture content, storage or stockpile periods may require more than 12 hours.

Do not use binned aggregates that contain ice, are frozen, or have been heated directly by gas or oil flame or on sheet metal over an open fire. When heating aggregates in bins, use steam-coil or water-coil heating. Use other methods only when approved. If using live steam to thaw frozen aggregate piles, completely drain excess moisture.

4.	Bins and Scales. Include at the batching plant adequate bins for each required size of aggregate. Use bins that are designed to discharge freely into the weighing hoppers. Provide control so that as the material in the weighing hopper(s) approaches the desired quantity, the bin adds material slowly and shuts off with precision. Provide a means of removing any overload.

Use hoppers constructed to eliminate accumulations of tare materials and to fully discharge without jarring the scales. Include partitions between bins and hoppers to prevent spilling. Maintain batching plant structures at the level of accuracy required by the design of the weighing mechanism.

Provide devices at the bins or at the concrete mixer for weighing or measuring air-entraining admixtures or other additives.

Weigh aggregates and cement with a scale that is accurate within a tolerance of 0.5% and is certified annually.

If using the beam type scales, provide a “tell-tale” dial to indicate to the operator that the required load in the weighing hopper is being approached. The device must indicate at least the last 200 pounds of load. Use poises designed to lock in any position and to prevent unauthorized removal. Ensure that while charging the hopper, the operator can see the weigh beam and “tell-tale” device and can easily access the controls.

Provide enough clearance between the scale parts, hoppers, and bin structures to avoid displacing the parts or causing friction between the parts. Use pivot mountings designed to maintain the spacing of knife edges under all circumstances.

Keep scales clean. Furnish ten 50-pound weights for checking.

5.	Batching. When hauling batches to the mixer, transport bulk cement either in waterproof compartments or place it between the fine and coarse aggregates. Sacked cement may be transported on top of the aggregates.

Deliver batches to the mixer separate and intact. Dump each batch into the mixer without loss. When carrying more than one batch on the truck, avoid spilling material from one batch compartment into another while dumping.

When placing a small volume of concrete, or when determining that proportioning by batching equipment is otherwise impractical, you may, with written approval, proportion the materials by weighing them on platform scales or by loose volume. Measure the quantities separately using equipment that will ensure uniform proportioning. Wheelbarrows or bottomless boxes, with carefully predetermined volumes, or other appropriate methods may be used. Do not proportion using shovels. When determining the volumes of the aggregates, consider the bulking effect of any moisture contained in the materials.

Immediately before use, stir and agitate liquid air entraining agents until they are mixed. Add the air entraining agent to the mix simultaneously with the water. However, when mixing with water heated above 80 °F, add the air entraining agent after the aggregate and water are mixed.

Ensure that computerized batch plants do not include materials in a transit mixer from a previous load that was not completely used.

501-3.03 MIXING. Mix concrete at the construction site, at a central mixing plant, in a truck mixer, or by a combination of central plant and truck mixing. Conform to AASHTO M 157 and the following:

1.	Mixing at Concrete Construction Site. Mix concrete in a batch mixer of the approved type and capacity. Mix for at least 60 seconds after all component materials, including water, are in the drum.

Begin charging water into the mixer before the cement and aggregates enter the drum. During mixing, operate the drum at speeds specified by the manufacturer and shown on the name plate on the machine. Replace pickup blades in the drum of the mixer that, at any point, are worn down 3/4 inch or more. Discharge the entire contents of the mixer from the drum before placing materials for a succeeding batch into the drum. Use a mixer equipped with a mechanism that prevents aggregates from being added after mixing has begun.

Use a mixer equipped with a timing device to mix for the minimum time specified. Do not allow the batch volume to exceed the manufacturer's rated capacity of the mixer. Do not use a mixer with a rated capacity of less than 1 cubic yard without written permission.

Mix only the quantity of concrete required for immediate use. Do not retemper concrete.

When stopping mixing for a considerable length of time, clean the mixer thoroughly. When resuming mixing, include with the first batch of concrete material placed in the mixer enough sand, cement, and water to coat the inside surface of the drum without diminishing the required cement content of the mix.

2.	Central Plant Mixing. When mixing concrete at a central plant, use a mixer and methods according to the requirements of Subsection 501-3.03.1.

Transport mixed concrete from the central mixing plant to the work site in agitator trucks of the approved design. Regulate concrete delivery to place concrete at a continuous rate. Keep the intervals between batch deliveries short enough to prevent the concrete in place from hardening partially. Do not allow the intervals to exceed 30 minutes.

Use an agitator truck equipped with a closed, watertight, revolving drum that is suitably mounted and capable of transporting and discharging the concrete without segregation. Ensure that the drum agitating speed is at least 2 but not more than 6 revolutions per minute. Do not allow the volume of mixed concrete permitted in the drum to exceed the manufacturer's rating nor exceed 80% of the gross volume of the drum.

With approval, you may use open-top revolving-blade truck mixers instead of agitator trucks to transport central plant mixed concrete.

Furnish the mixer manufacturer’s data showing the gross volume of agitator bodies, expressed in cubic feet.

Place the concrete in the forms ready for vibration within 1.5 hours after introducing the cement to the aggregates. If the Engineer approves, you may extend the above period 2 minutes for every degree of temperature the concrete is below 70 °F at the time it is ready for placement, to a maximum of 2 hours.

In hot weather, or under conditions that cause the concrete to set quickly, the Engineer may require discharge of the concrete in less than 1.5 hours.

Discharge concrete with a uniform consistency. Do not exceed a difference of 1 inch between slumps of samples from the 1/4 and 3/4 points of the discharged load.

All concrete, regardless of agitation time, must conform to the requirements in Subsection 501-3.04. Agitate the concrete mixture continuously until it is discharged from the truck.

3.	Truck Mixing. Concrete may be mixed in a truck mixer. Use truck mixing according to the following provisions:

Use a truck mixer with either a closed, watertight, revolving drum or an open-top, revolving-blade or paddle that combines all ingredients into a thoroughly mixed and uniform mass and discharges concrete with a uniform consistency. Do not exceed a difference of 1 inch between slumps of samples from the 1/4 and 3/4 points of the discharged load.

Mixing speed for the revolving-drum type mixer must be at least 4 revolutions per minute but do not exceed a peripheral velocity of the drum of 225 feet per minute. For the open-top type mixer, mixing speed must be between 4 and 16 revolutions per minute of the mixing blades or paddles.

Agitation speed for both the revolving-drum and the revolving-blade type mixers must be between 2 and 6 revolutions per minute of the drum or mixing blades or paddles.

Comply with the truck mixer manufacturer's rated capacity, but do not exceed the limitations in this specification. Normal rated capacities, expressed as percentages of the gross volume of the drum or container, must not exceed 57.5% for truck mixing and 80% for agitating.

When truck mixing, a volume of concrete 10% greater than the normal rated capacity of 57.5% of the volume of the drum or container (that is, 63.25%) is acceptable provided the manufacturer guarantees that the increased volume will be adequately mixed and if you do additional mixing as stated in this specification.

The manufacturer must attach to each truck mixer a metal plate that states the capacity of volume of mixed concrete as a mixer and as an agitator. When the manufacturer's ratings of capacity are less than the limits indicated above, use the manufacturer's ratings.

Designate the mixing amount in number of revolutions. When mixing the concrete in a truck mixer loaded to its normal rated capacity, ensure that the drum or blades at mixing speed make at least 50 but no more than 100 revolutions after all materials, including mixing water, have been charged into the drum. If the batch is greater than normal rated capacity, but not more than 10% greater, ensure that the drum or blades at mixing speed make at least 70 but no more than 100 revolutions. All revolutions after 100 must be at agitating speed.

Provide a counter that will indicate the number of revolutions of the drum or blades. Also, provide a locking device to prevent the mixer from discharging before the required number of drum revolutions are completed.

Place the concrete in the forms ready for vibration within 1.5 hours after introducing the cement to the aggregates. With approval, you may extend the above period 2 minutes for every degree of temperature at which the concrete is delivered below 70 °F, to a maximum total time of 2 hours.

In hot weather, or under conditions that cause the concrete to set quickly, the Engineer may require discharge of the concrete in less than 1.5 hours.

All concrete regardless of agitation time must conform to the requirements in Subsection 501-3.04. Agitate the concrete mixture continuously until it is discharged from the truck.

Regulate concrete delivery to place concrete at a continuous rate. Keep the intervals between batch deliveries short enough to prevent the concrete in place from hardening partially. Do not allow the interval to exceed 30 minutes.

When mixing the concrete in a truck mixer, begin mixing within 30 seconds after the cement has been intermingled with the aggregates.

Except when using truck mixers exclusively as agitators, provide the mixers with a water-measuring device to accurately measure the water for each batch. Mount the device on the truck mixer or at the truck mixer loading point. Make the tank readily accessible to determine the amount of water delivered. The delivered amount of water must be within a tolerance of 1% of the indicated amount when the tank, if mounted on the truck mixer, is stationary and practically level.

When using wash water (flush water) as a portion of the mixing water for the succeeding batch, accurately measure it and use it when determining the amount of additional mixing water required.

Use wash or flush water conforming to Subsection 501-2.01. The Engineer will specify the amount of wash water, when permissible, and may specify a “dry” drum.

With approval, you may use a properly calibrated combination materials transporter/mobile concrete mixing plant in good condition. Approval will be based on its ability to consistently produce specification concrete conforming with the manufacturer's published criteria. Furnish manufacturer's handbooks for the mixing plant proposed.

4.	Hand Mixing. Use hand mixing only when approved by the Engineer in writing. When permitted, perform hand mixing only on watertight platforms. Measure the proper amount of coarse aggregate in a measuring box and spread it on the platform. Spread the fine aggregate on the coarse aggregate layer, with the two layers no more than 12 inches in total depth. Spread the dry cement on this mixture and then turn the whole mass at least two times dry. Add enough clean water, evenly distribute it, and turn the entire mass at least six times or until all coarse aggregate particles are covered thoroughly with mortar and the mixture is uniform in color and appearance. Hand-mixed batches must not exceed 0.5 cubic yard in volume. Do not hand-mix concrete that will be placed under water.

501-3.04 ACCEPTANCE OF CONCRETE.

1.	General. The Engineer may accept Class W concrete and minor quantities, amounts less than 2 cubic yards, of other classes of concrete based on Certificates of Compliance provided by the supplier as described in Subsection 501-3.04.2.

2.	Certification of Compliance. Provide a Certificate of Compliance in accordance with Section 106 for each truckload of concrete. Certify that the concrete is in compliance with the approved mix design and include the following information:

a.	Manufacturer plant (batching facility)

b.	Department contract number

- c.	Date

d.	Time batched

e.	Truck No.

f.	Initial revolution counter reading

g.	Quantity (quantity batched this load)

h.	Type of concrete by class and producer design mix number

i.	Cement producer, type, and manufacturer’s mill test report number

j.	Fly ash (if used) brand and Type

k.	Approved aggregate gradation designation

l.	Mix design weight per cubic yard and actual batched weights for:

(1)	Cement

(2)	Fly ash (if used)

(3)	Coarse concrete aggregate and moisture content (each size)

(4)	Fine concrete aggregate and moisture content

(5)	Water (including free moisture in aggregates)

(6)	Admixtures brand and total quantity batched

(7)	Air-entraining admixture

(8)	Water reducing admixture

(9)	Other admixture

A responsible representative of the concrete producer, affirming the accuracy of the information provided, must sign the Certificate of Compliance.

3.	Acceptance Testing. The Engineer will determine aggregate gradation for acceptance based on random samples taken at the plant.

The Department will perform tests to determine concrete properties in accordance with Subsection 501-3.04.4. The Department will test concrete delivered to the project and as ensured by the Contractor for placement. The Engineer will determine concrete strength, slump, temperature, and entrained air (if applicable) for acceptance based on samples taken at the discharge point of the placement system, except that Class S concrete and Class DS concrete will be sampled at the truck discharge.

Provide adequate and representative fresh concrete as directed at locations designated by the Engineer for sampling and testing of concrete properties and making of strength specimens. Once the concrete has been sampled for acceptance testing, do not make adjustments to the mix.

Concrete will be sampled and tested for acceptance at the rate of at least one per half day’s placement, but not to exceed 50 cubic yards, whichever comes first. A half day's placement is considered to be 6 hours or less.

4.	Test Methods. Acceptance sampling and testing will be performed by the Department according to the following test methods:

WAQTC TM 2	Sampling Freshly Mixed Concrete

WAQTC FOP for AASHTO T 309	Temperature of Freshly Mixed Portland Cement Concrete

AASHTO T 22	Compressive Strength of Cylindrical Concrete Specimens

WAQTC FOP for AASHTO T 27/T 11	Sieve Analysis of Fine and Coarse Aggregates, and Materials Finer Than No. 200 Sieve in Mineral Aggregate by Washing

WAQTC FOP for AASHTO T 23	Method of Making and Curing Concrete Test Specimens in the Field

WAQTC FOP for AASHTO T 119	Slump of Hydraulic Cement Concrete

WAQTC FOP for AASHTO T 121	Density (Unit Weight), Yield, and Air Content (Gravimetric) of Concrete

WAQTC FOP for AASHTO T 152	Air Content of Freshly Mixed Concrete by the Pressure Method

AASHTO T 231	Capping Cylindrical Concrete Specimens

5.	Conformance to Mix Design. Produce concrete that conforms to the specified compressive strength, class of concrete, and approved mix design. The Engineer will evaluate concrete based on conformance to the requirements for proportions, temperature, slump, air content, and strength for sublots as tested and determined by the Department.

A sublot is defined as all material placed in the forms between consecutive samples taken for acceptance. A sublot is represented by the individual temperature, slump, air content, or strength tests sampled and tested in accordance with Subsection 501-3.04.3. An individual strength test is the average 28-day strength of all cylinders fabricated for acceptance purposes from the same sample of concrete and tested in accordance with AASHTO T 22.

a.	Proportion Requirements. Meet the proportion requirements for the class of concrete listed in Table 501-1. Ensure the actual batched weights are within the following ranges:

(1)	Coarse Aggregate weights	±2%

(2)	Fine Aggregate weights	±2%

(3)	Fine Aggregate Fineness Modulus	±0.2

(4)	Cementitious Material weight 	±1%

If the total cementitious material weight is made up of different components, keep the component weights within the following tolerances:

i.	Portland cement	±1%

ii.	Fly ash	±5%

b.	Freshly Mixed Concrete Requirements. Meet the property requirements for the class of concrete listed in Table 501-2. Ensure the concrete temperature in the forms is between 50°F and 90°F.

c.	Hardened Concrete Requirements. Meet the strength requirements for the specified compressive strength. Each sublot will meet the specified compressive strength requirement when both of the following conditions are met:

(1)	The individual strength test representing the sublot under consideration does not fall below the specified compressive strength by more than 12.5% or 500 psi, whichever is least.

(2)	The lowest averaged result of three consecutive individual strength tests for the same class of concrete that includes the individual strength test representing the sublot under consideration meets or exceeds the specified compressive strength.

6.	Rejecting Concrete. The Engineer may reject concrete that fails to conform to the mix design. The Engineer may reject any batch or load of concrete, prior to sampling, that does not meet the proportion requirements in Subsection 501-3.04.5.a for the required class of concrete. Do not incorporate rejected material into the structure. The Engineer may reject concrete that does not meet the freshly mixed concrete requirements in Subsection 501-3.04.5.b.

The Engineer may reject any structure or portion of a structure containing concrete that fails to conform to the mix design, was cured in a manner not meeting the required curing conditions, or is cracked, spalled, or otherwise defective.

Concrete with compressive strength (fc) that fails to meet the hardened concrete requirements in Subsection 501-3.04.5.c will be evaluated for structural adequacy and durability by the Engineer. If the material is found to be inadequate or if the material has a compressive strength (fc) less than 3000 psi (except for Class W), remove and replace the material at no cost to the Department. No contract time extension will be given for removing and replacing inadequate material.

501-3.05 COLD WEATHER CONCRETE. Submit a written cold weather-concreting plan when air temperatures are expected to fall below 35 °F during the cure period. Obtain the Engineer’s approval of the plan and put it into effect when the descending air temperature in the shade, away from artificial heat, falls below 40 °F or, in the opinion of the Engineer, will likely do so within 24 hours. Have in place the materials and equipment required to heat mixing water and aggregate and to protect freshly placed concrete from freezing. Submit detailed procedures for the production, transportation, placement, protection, curing, and temperature monitoring of concrete during cold weather for each element. Include procedures to be implemented upon abrupt changes in weather conditions or equipment failures. Do not place concrete until these procedures have been approved.

1.	Preparation. Remove all snow, ice, and frost from the surfaces, including reinforcement, against which the concrete is to be placed. Before beginning concrete placement, thaw the subgrade to at least 2 feet below the concrete to be placed. Do not place concrete around or adjacent to embedments, concrete, steel, or any other material unless such items are preheated and maintained at a temperature above the minimum temperature of concrete.

2.	Temperature of Concrete. When the air temperature falls below 40 °F, ensure that concrete placed in forms meets the following minimum temperatures:

- a.	Least dimension less than 12 inches: 55 °F.

b.	Least dimension between 12 inches and less than 36 inches: 50 °F.

- c.	Least dimension between 36 inches and less than 72 inches: 45 °F.

- d.	Least dimension between greater than 72 inches: 40 °F.

Ensure the concrete does not exceed the minimum temperature by more than 20 °F. Obtain these temperatures by heating the mixing water and/or aggregate. Heat mixing water to no more than 160 °F. Heat aggregate as provided in Subsection 501-3.02.

When the temperature of the water or aggregate exceeds 100 °F, mix them together so that the temperature of the mix does not exceed 80 °F when the cement is added.

3.	Admixtures. Use only admixtures shown in the approved mix design.

4.	Cold Weather Placement. When placing concrete in cold weather, follow these precautions in addition to the above requirements:

- Heat forms and reinforcing steel before placing concrete to remove frost, ice, and snow from surfaces that will contact fresh concrete.

When fresh concrete will contact hardened concrete, warm the surface of the hardened concrete to at least 35 °F and thoroughly wet. Remove free water before placing fresh concrete.

5.	Protection of Concrete. Maintain the concrete within the specified temperature range, measured at the concrete surface, during the entire curing period. Measure temperature with a surface temperature measuring device having an accuracy of ±2 °F. Measure the temperature at intervals not less than once every 12 hours.

Maintain the concrete temperature until the concrete achieves the specified concrete strength or when the concrete no longer is in danger of freezing or when air temperatures of 40 °F or higher are anticipated during the 2 weeks after concrete placement.

Maintain the concrete temperature using methods such as insulated forms, enclosures, and indirect heat. Maintain curing moisture. Protect the structure from overheating and fire. When using combustion heaters, vent flue gases from combustion heating units to the outside of the enclosure. Prevent overheating areas of concrete or drying during the curing period by directing heaters and ducts away from the concrete surface. During the curing period, do not expose the concrete surface to air having a temperature more than 20 °F above the minimum concrete temperatures, unless higher values are required by an accepted curing method.

At the end of the curing period, remove the protection so the concrete drops in temperature gradually and not more than 20 °F in 24 hours.

When placing concrete within cofferdams and curing it by flooding with water, the above conditions do not apply if the water that contacts the concrete is not allowed to freeze.

Protect the concrete during cold weather operations. Remove and replace concrete injured by frost action or overheating at no cost to the Department.

501-3.06 HOT WEATHER CONCRETE. Provide concrete within the specified temperature limits as follows:

1.	Shade or cool aggregate piles. Do not sprinkle fine aggregate piles with water. If sprinkling coarse aggregates, monitor the moisture content and adjust the mixing water for the free water in the aggregate.

2.	Refrigerate mixing water or replace all or part of the mixing water with crushed ice, provided the ice is completely melted by concrete placing time.

If the concrete temperature would probably exceed 90 °F using normal methods, take temperature-reduction measures as required by the Engineer before placing the concrete.

If the air temperature exceeds 90 °F when placing concrete, use water spray or other methods to cool concrete-contact surfaces to less than 90 °F. These surfaces include forms, reinforcing steel, steel beam flanges, and others that touch the mix. Reduce the time between mixing and placing and do not permit mixer trucks to remain in the sun while waiting to discharge concrete. Shade chutes, conveyors, and pump lines. Finish the concrete without delay.

Provide water-fogging equipment at the site if needed after finishing to prevent plastic cracks.

When placing deck concrete that is 80 °F or hotter, install equipment at the site to show relative humidity and wind velocity. If the evaporation rate at the concrete site is 0.2 lb/ft2/h or more (determined from Figure 501-1), surround the fresh concrete with an enclosure. This enclosure will protect the concrete from wind blowing across its surface until the curing compound is applied.

Figure 501-1

Surface Evaporation from Concrete

Surface Evaporation

From Concrete

1.  	Enter chart at appropriate air temperature and relative humidity above.

2.	Move right to line corresponding to the concrete temperature.

3.	Move down to line approximating the wind velocity.

4.	Read evaporation rate on scale to left of this point.

501-3.07 PREPARATION FOR CONCRETE PLACEMENT. Do not begin concrete placement without the Engineer's authorization. Allow time for inspection of forms, reinforcing steel, prestressing steel, ducts, utilities, joints, and other items embedded or attached to the concrete.

Remove all debris, concrete splatter, oil, paint, and other foreign substances from the surfaces, including reinforcement, against which the concrete is to be placed.

During precipitation, or when the Engineer determines that precipitation is likely before the finishing is complete, employ all necessary materials and equipment needed to protect the concrete until completion of the finishing operations and final set has taken place as defined by ASTM C 403.

Ensure all materials and equipments are in place in accordance with the cold weather concreting plan as necessary. Heat the forms as necessary. Remove all water, snow, ice, and frost before placing concrete.

Remove dried mortar on forms and reinforcing steel before placing concrete.

For piles, remove all water and foreign material from shells and pipes before placing concrete according to the requirements in Section 505.

Prepare foundations according to the requirements in Section 205.

501-3.08 PLACING CONCRETE. Place and consolidate the concrete mix in approved forms to make a dense homogeneous concrete. Ensure concrete is always plastic and workable. Place concrete continuously throughout each section of the structure or between indicated joints. Place concrete continuously with no interruption longer than 30 minutes between adjoining layers unless the Engineer approves a longer time. Place and consolidate each layer before the preceding layer takes initial set as defined by ASTM C 403.

If an emergency forces you to stop placing concrete before a section or layer is completed or if initial set occurs before the succeeding section or layer is placed, place construction joints as the Engineer may direct. Treat the resulting joint as a construction joint.

Place concrete as near as possible to final position. Do not allow segregation of aggregate or displace reinforcing steel. Do not deposit a large quantity at any point and run or work it along the forms. Regulate concrete placement so that the pressures caused by wet concrete do not exceed those used in the design of the forms. Limit layer thickness to no more than 2.5 feet deep, or the capacity of the vibrators to consolidate and merge the concrete with the previous layer. Consolidate each layer adequately leaving a compact, dense, and impervious concrete with smooth faces on exposed surfaces with no visible line of separation between adjoining layers.

Use troughs, pipes, or short chutes as aids in placing concrete. Where steep slopes are required, use troughs and chutes equipped with baffle boards or short enough to reverse the direction of movement. Keep chutes, troughs, and pipe clean and free of hardened concrete by flushing thoroughly with water after each run. Keep discharge water used for flushing clear of the concrete in place. When discharge must be intermittent, provide a hopper or other device for regulating the discharge.

Do not allow segregation of coarse or fine portions of the mixture while placing concrete. Use a tremie or other approved device that is adequately braced when dropping concrete more than 5 feet. Use clean, watertight equipment and material, but do not use those made of aluminum. Equip chutes on steep slopes with baffles or reverses. Do not allow concrete to slide down the sides of the forms.

Prevent mortar from spattering on forms and reinforcing steel and from drying ahead of the final concrete covering.

After initial set, prevent movement of forms, projecting ends of reinforcing bars, and other embedded items.

Place concrete in the superstructure only after substructure forms are removed to allow inspection of supporting concrete.

Place concrete in precast members in a sequence to obtain a well-consolidated concrete and to prevent settlement or shrinkage cracks.

The Engineer will reject structures with excessive cold joints or honeycomb areas as determined by the Engineer. Upon written notice that a structure has been rejected, remove and rebuild the structure, in part or wholly as specified at no cost to the Department and no extension in Contract time.

1.	Pumping Concrete. You may place concrete by pumping if you demonstrate that the equipment will handle the class of concrete, with the slump and air content specified, and that no equipment vibrations will damage freshly placed concrete. Use a pump that produces a continuous stream of concrete without air pockets. When pumping is completed, the concrete remaining in the pipeline, if used, must eject without contaminating the concrete or separating the ingredients. Discard concrete contaminated by priming or cleaning the pump. Take concrete samples for testing at the discharge end of the pipe. Provide the necessary samples of concrete as directed.

2.	Conveying Concrete. You may place concrete using a conveyor belt if you demonstrate that the equipment will handle the class of concrete, with the slump and air content specified, without segregation of the aggregate and that no equipment vibrations will damage freshly placed concrete or reinforcing steel. Limit the length of conveyor belts to prevent aggregate segregation or 300 feet whichever is least. Cover the belt to protect the concrete from heat, evaporation, precipitation, or when the Engineer determines that precipitation is likely.

3.	Vertical Members and Piles. Place concrete in columns, walls, substructures, and other similar vertical members in one continuous operation.

Concrete may be discharged directly into piles and permitted to free-fall into place. Vibrate at least the top 20 feet of concrete in piles.

4.	Concrete Slab and Girder Spans. Cast slabs and girders with spans of 30 feet or less in one continuous operation.

If casting girders spanning more than 30 feet in 2 operations, cast the girder stems to the bottom of the slab haunches, during the first operation. Provide approved shear keys meeting Subsection 501-3.14. Wait at least 24 hours between the girder casting and the slab casting. Immediately before the slab casting, check falsework for shrinkage and settlement and tighten wedges to ensure minimum deflection of the stems from the added weight of the slab.

501-3.09 VIBRATION OF CONCRETE. Eliminate rock pockets and air bubbles. Vibrate along faces to obtain smooth surfaces.

Consolidate all concrete, except underwater or other exempted placements, by mechanical vibration at the point of deposit. Use internal vibration, except for thin sections, with forms designed for external vibration. Use proper sized vibrators with a minimum frequency of 5,000 cycles per minute and capable of visibly affecting a properly designed mixture with a 1-inch slump for a distance of at least 18 inches from the vibrator.

Use enough vibrators to consolidate the fresh concrete within 15 minutes of placement in the forms, with one or more spare vibrators available in case of breakdown. Insert vibrators vertically to a depth that will effectively vibrate the full depth of each layer, penetrating into the previous layer. Withdraw vibrators slowly to avoid segregation or grout pockets. Vibrate in a uniform pattern spaced less than 1.5 times the radius of visible effectiveness.

Avoid vibration of initially set layers and reinforcing steel below the succeeding placement. Do not hold vibrators against forms or reinforcing steel or use them to flow the concrete or spread it into place. Manipulate vibrators to produce concrete that is free of voids and that has the proper texture on exposed faces and the maximum consolidation. Do not hold vibrators so long that the concrete segregates, pools of grout form, or laitance forms on the surface.

Use rubber or nonmetallic vibrator heads that will not damage epoxy coatings when immersion-type vibrators are used to consolidate concrete around epoxy-coated reinforcing steel.

501-3.10 FINISHING CONCRETE SURFACES. Provide all concrete surfaces, except concrete decks and approach slabs, with an Ordinary Finish unless otherwise noted in the Contract. In addition to an Ordinary Finish, provide all vertical concrete surfaces that are exposed in the completed work a Rubbed Finish as specified in item 2. Exposed surfaces extend to at least 1 foot below the finished ground line.

1.	Ordinary Finish. An ordinary finish is the finish left on a surface after removing the forms, filling the holes left by the form ties, and repairing the defects. Ensure that the surface is true and even and free from rock pockets and depressions or projections. Give a rubbed finish to surfaces that cannot be repaired satisfactorily.

Use a straightedge to strike off the concrete in caps and tops of walls and then float the concrete to a true grade. Do not use mortar topping for concrete surfaces.

Immediately after removing the forms, remove the metal devices holding the forms in place and passing through the body of the concrete, or cut them back at least 1 inch beneath the surface of the concrete. Remove fins of mortar and irregularities caused by form joints.

If small holes, depressions, and voids show after the forms have been removed, fill them with cement mortar mixed in the same proportions as that used in the body of the work. When patching larger holes and honeycombs, chip away coarse or broken material in accordance with Subsection 501-3.24 to obtain a dense, uniform surface of concrete exposing solid coarse aggregate. If chipping exposes more than half of the perimeter of a reinforcing bar, completely expose the bar with enough clearance around the bar to allow the patching material to encase it. Cut away feathered edges to form faces perpendicular to the surface. Saturate surfaces with water, then apply a thin layer of neat cement mortar.

Fill the cavity with stiff mortar composed of 1 part of portland cement to 2 parts of sand. Thoroughly tamp the mixture into place. Pre-shrink the mortar by mixing the mortar approximately 20 minutes before use. Vary the length of time according to the brand of cement used, temperature, humidity, and other conditions. Float the surface of the mortar with a wooden float before initial set to make the surface neat in appearance. Cure the patch according to Subsection 501-3.11.1.

When patching large or deep areas, add coarse aggregate to the patching material. When using mortar for patching surfaces that will be exposed to view in the completed structure, color match the mortar to the concrete. Conduct test patches for color matching on concrete that will be hidden from view. Obtain approval of the color.

Repair cracks according to the requirements in Subsection 501-3.25.

2.	Rubbed Finish. When forms can be removed from concrete that has set but not hardened appreciably, point and wet the surface and then rub with a wooden float until all irregularities and form marks are removed and the surface is covered with a lather composed of cement and water. If permitted, use a thin grout composed of 1 part cement and 1 part fine sand in the rubbing. Allow this lather to set for at least 5 days. Then, smooth the surface by lightly rubbing with a fine carborundum stone.

If the concrete has hardened before being rubbed, use a medium coarse carborundum stone to finish the surface at least 4 days after placing the concrete. Spread a thin grout composed of 1 part cement and 1 part fine sand over a small area of the surface. Immediately rub it with the stone until all form marks and irregularities are removed and the surface is covered with a lather. Allow this lather to set for at least 5 days. Then, smooth the surface by rubbing it lightly with a fine carborundum stone.

The Engineer may waive the rubbing requirement if the concrete surfaces are satisfactory.

3.	Concrete Decks and Approach Slabs. Obtain on a smooth riding surface of uniform texture that is true to the required grade and cross section.

Use a self-propelled mechanical finishing machine:

- a.	capable of forward and reverse movement under positive control,

b.	with a rotating cylindrical single or double drum screed no more than 5 feet long,

c.	with necessary adjustments to produce the required cross-section, line, and grade,

d.	that allows all screeds to be raised and lowered under positive control, and

e.	with upper vertical limit of screed travel to permit the screed to clear the finished concrete surface.

When placing concrete abutting a previously placed slab, the side of the finishing machine adjacent to the existing slab must be equipped to travel on the existing slab.

Where jobsite conditions prohibit the use of conventional configuration finishing machines described above, the Engineer may approve hand-operated motorized power screeds. For small areas (less than 10 feet wide and 200 feet long), the Engineer may approve hand-operated strike-boards. Use sturdy boards that can strike off the full placement width without intermediate supports. Obtain the Engineer’s approval of screeds, strike-boards, screed rails, and other specially made equipment before use. All finishing requirements in these Specifications apply to hand-operated finishing equipment.

Use screed rails that rest on adjustable supports that can be removed with the least disturbance to the screeded concrete. Place the supports on structural members or on forms rigid enough to resist deflection. Use supports that are removable to at least 2 inches below the finished surface. If possible, place screed rails outside the finishing area. If not possible, place them above the finished surface.

Use screed rails (with their supports) that are strong and stiff enough for the finishing machine to operate effectively on them. Place and secure screed rails for the full length of the deck before placing concrete. Set the screed rail to the proper grade and elevations to ensure the required profile is provided.

After placing and consolidating the concrete, carefully strike off the concrete surface using the finishing machine.

Provide at least 2 hand finishers with tools to correct imperfections left on the deck. Hand finish from rigidly constructed transverse finishing bridges that completely span the deck area being finished. Provide enough finishing bridges to operate without undue delay.

Give a float finish to surfaces that will receive a waterproof membrane. Texture all other surfaces with a heavy broom finish. Do not use water during finishing.

Immediately after completing the finishing operations, water cure the concrete deck as specified in Subsection 501-3.11.

Do not place finishing machines or other loads on the screed rail supports or on features that support fresh concrete after the concrete has been placed and finished and has initially set, and before the concrete attains at least 80% of the ultimate strength (f 'c) shown on the Plans.

Wait to release falsework or wedges supporting pours on either side of a joint until each side has cured as these Specifications require.

The Engineer will test the finished surface of the concrete using a straightedge 10 feet long. Correct variations from the testing edge, between any two contacts, of more than 0.01 foot. Use abrasives to remove high areas in the hardened surface. Grind until the surface of the concrete has a uniform texture with neat and approximately rectangular patterns.

4.	Curb, Sidewalk, and Concrete Barrier Surfaces. Finish exposed faces of curbs, sidewalks, and concrete barriers to true surfaces. Work the concrete until the coarse aggregate is forced down into the body of the concrete and a layer of mortar is flushed on the top. Then, float the surface with a wooden float and texture with a broom finish.

5.	Sandblasted Finish. Sandblast the cured concrete surface with hard, sharp sand to produce an even fine-grained surface in which the mortar has been cut away, leaving the aggregate exposed.

501-3.11 CURING CONCRETE.

1.	Water Curing. Keep concrete surfaces wet for at least 7 days after placing concrete with Type I or II cement, or for at least 3 days after placing concrete with Type III cement.

- Completely cover the tops of concrete decks with wet burlap or wet cotton mats immediately after the final finishing. Cover the burlap or cotton mats with an impermeable plastic sheeting (visqueen) and keep it completely wet during the curing period. If covering the deck is delayed, keep the surface damp with a fine mist of water using an atomizing nozzle. Do not spray.

Until the end of the curing period, keep other surfaces not protected by forms thoroughly wet, either by sprinkling or by using wet burlap, cotton mats, or other fabric. If wood forms can remain in place during the curing period, do not relax the form fasteners and keep the forms moist at all times to prevent opening at joints.

2.	Membrane Curing. Use liquid membrane curing compound that meets the requirements of Subsection 501-2.01, except for concrete decks, for intermediate layers, or at construction joints. Finish concrete surfaces to the Engineer’s satisfaction before applying the membrane curing compound. Keep the concrete surfaces saturated with water until the membrane is applied. Follow the manufacturer's instructions when applying the membrane. Thoroughly mix the membrane curing compound immediately before applying it.

Apply the membrane in 1 coat using 2 passes of the spray nozzle. Use a total coverage of between 135 and 150 ft2/gal. If the membrane becomes marred, worn, or damaged, make repairs immediately by wetting the damaged area thoroughly and applying a new coat of the membrane curing compound.

3.	Steam or Radiant Heat. Cure precast concrete members that are manufactured in established plants with steam or radiant heat. Use saturated, low-pressure steam in a suitable enclosure to contain the live steam or the heat. Use temperature-recording devices to verify that temperatures are uniform and within specification throughout the enclosure.

Apply the steam or heat between 2 and 4 hours after the placement of concrete to allow the initial set of the concrete to take place. Apply steam or heat cure between 4 and 6 hours after placement if retarders are used. Adjust cure time with approval based on AASHTO T 197. Maintain the temperature within the curing chamber 50 °F or more and keep the concrete wet during the waiting period.

Prevent steam from blowing directly onto the concrete or forms. Increase the ambient temperature within the curing enclosure at an average rate not exceeding 40 °F per hour until the curing temperature is reached. Limit curing temperature to 160 °F maximum within the enclosure. Cure the concrete until it reaches the desired strength. Decrease enclosure temperature not more than 40 °F per hour until reaching a temperature 20 °F above the temperature of the air to which the concrete will be exposed.

Apply radiant heat by pipes circulating steam, hot oil, or hot water, or by electric heating elements. Use a suitable enclosure to contain the heat. Minimize moisture loss by covering all concrete surfaces with a plastic sheeting or by using an approved liquid membrane curing compound on all exposed concrete surfaces. Clear membrane curing compound residue from the surfaces of concrete members to which other materials will be bonded in the finished structure to prevent reducing bond below design limits.

Transfer the stressing force to the concrete immediately after the steam curing or the heat curing has been discontinued, only when the ambient temperature is maintained above 60 °F.

4.	Underwater Curing. Before dewatering, allow concrete to cure for at least 7 days after placing concrete with Type I or II cement, or for at least 3 days after placing concrete with Type III cement. Increase the curing time if the water temperature is below 45 °F. Do not consider as curing time the time when the temperature of the water was continuously below 38 °F.

501-3.12 PROTECTION OF CONCRETE. Protect concrete at all times. Do not apply loads to the structural member until the member has attained sufficient strength, with necessary supplemental support, to safely carry the applied loads without damage. Unless otherwise noted, sufficient strength is attained after the concrete has cured at least 7 days and has a compressive strength of at least 80% of the specified compressive strength.

Release forms and falsework in accordance with Section 512.

During the curing period, protect concrete from damaging mechanical disturbances including load stresses, shock, and harmful vibration. Protect concrete surfaces from damage by construction traffic, equipment, materials, rain or running water, and other adverse weather conditions.

The Engineer may reject any structure or portion of a structure containing concrete that is cracked, spalled, or otherwise damaged.

Do not backfill against concrete structures until the concrete has attained a compressive strength of at least 80% of the specified compressive strength.

Obtain written authorization from the Engineer before driving construction related vehicles or equipment, or storing materials on the bridge. Keep the bridge closed to traffic until all concrete has been accepted. Obtain written authorization from the Engineer before opening the bridge to traffic.

The Engineer will determine the compressive strength from informational test cylinders cured on the site under temperature and moisture conditions similar to the concrete in the structure.

501-3.13 TOLERANCES. Produce concrete elements conforming to the following tolerances:

1.	Length: ±1/4 inch per 25 feet of member length, but not to exceed 3/4 inch.

2.	Cross-sectional Dimensions:

a.	For dimensions 6 inches or less: ±1/8 inch.

- b.	For dimensions over 6 inches but not over 18 inches: ±3/16 inch.

c.	For dimensions over 18 inches: ±1/4 inch.

3.	Trueness of Cross-section: Limit the slope with respect to the specified surface, plane, or line to a rate less than ±1/16 inch per foot, but not to exceed ±1/4 inch measured perpendicular from a line coincident with the specified surface.

4.	Surface Irregularities (deviation from a 10 ft straight edge): 1/8 inch.

5.	Camber: Do not vary from approved camber more than ±1/8 inch per 10 feet of length, but not to exceed 1 inch. In addition, the camber of any girder may not differ from that of any other girder by more than 1 inch.

6.	Lateral Sweep (deviation from a straight line parallel to centerline of member):

- a.	For member length 40 feet or less: ±1/4 inch.

b.	For member length over 40 feet but not over 60 feet: ±3/8 inch.

c.	For member length over 60 feet: ±1/2 inch.

7.	Deck Width (measured out-to-out): ±1/4 inch per 25 feet of width, but not to exceed ±3/4 inch, except not more than ±1/2 inch where more precision is dictated by substructure details such as anchor bolts, parallel wing walls, etc.

8.	Position and Alignment:

a.	Bottom of footing elevation: ±0.05 feet.

- b.	Profile grade: ±0.08 feet.

c.	Lateral position: ±1 inch.

d.	Skew: ±0.05 degrees.

9.	Bearing Seats:

a.	Elevation: ±1/8 inch

b.	Variation between bearing seats: Do not vary from a straight line coincident with the centerline of bearings and parallel to the surface of the bottom flanges more than 1/8 inch.

- c.	Grade and cross slope: ±1/16 inch per foot.

10.	Openings:

a.	Size of opening: ±1/4 inch.

b.	Location of centerline of opening: ±1/2 inch.

11.	Embedded Items:

a.	Bolts: ±1/4 inch.

b.	Utility hangers: ±1/2 inch.

c.	Weld Plates: ±1/2 inch measured along the length of the member, ±1/8 inch measured perpendicular to the length of the member.

d.	Inserts: ±1 inch.

e.	Rail post anchor plates: ±1/4 inch.

f.	Expansion joints: ±1/8 inch.

g.	Electrical conduits: ±1/2 inch.

h.	Deck drains: ±1/2 inch.

i.	Other embedded items: ±1/2 inch.

501-3.14 CONSTRUCTION JOINTS. Locate construction joints where shown on the Plans or as permitted. Make construction joints horizontal, vertical, or perpendicular to the longitudinal reinforcement. Obtain approval, before adding, deleting, or relocating construction joints shown in the Plans. Make requests for such changes in writing, accompanied by a drawing that depicts the joint.

At horizontal construction joints, place gage strips 1-1/2 inches thick inside the forms along exposed faces to give the joints straight lines. Do not use wire mesh forming material. If possible, place the joints where they will not be exposed to view in the finished structure. Where vertical construction joints are necessary, extend reinforcing bars across the joint to make the structure monolithic.

If the Plans require a roughened surface on the joint, leave grooves at right angles to the length of the member. Make grooves that are 1/2 inch to 1 inch wide, 1/4 inch to 1/2 inch deep, and spaced equally at twice the width of the groove.

If the Plans do not require a roughened surface, include shear keys at the joint. Make shears keys of formed depressions with slight beveling to ensure ready removal. Do not use raised shear keys. Make shear keys for the tops of beams, at the tops and bottoms of boxed girder webs, in diaphragms, and in crossbeams that are 1-1/2 inches deep, 8 inches long, 4 inches less than the width of the joint, and spaced at 16 inches. In other locations, make shear keys at least 1-1/2 inches deep and 1/3 of the joint width.

Clean all construction joints of surface laitance, curing compound and other foreign materials before fresh concrete is placed against the surface of the joint. Provide a sandblasted finish or wire broom on all surfaces of the joint to the extent that clean aggregate is exposed. Flush all construction joints with water and allow the joint to dry to a surface-dry condition immediately prior to placing concrete.

When modifying existing structures, clean and flush construction joints between new and existing concrete as specified above. When the plans show a roughened surface, roughen the existing concrete surface to a full amplitude of approximately ¼ inch by abrasive blasting or mechanical equipment.

Do not discharge pulverized concrete and waste sand from abrasive blasting directly into streams or other waterways. Properly dispose of the pulverized concrete and waste sand from abrasive blasting.

501-3.15 EXPANSION JOINTS. Locate and form expansion joints as shown on the Plans.

1.	Open Joints. Place open joints where shown on the Plans. Remove forms without chipping or breaking the corners of the concrete. Do not extend reinforcement across an open joint, unless shown on the Plans.

2.	Filled Joints. Construct expansion joints with expanded polyethylene as thick as the width of the joint.

Cut the joint filler to the same shape and size as the adjoining surfaces. Fix it against the concrete surfaces in place to keep it from displacing when concrete is deposited against it.

Immediately after removing the forms, inspect the expansion joints. Remove concrete or mortar that has sealed across the joint.

Use the type of joint sealer shown on the Plans meeting the requirements of Subsection 501-2.01. Remove foreign matter, paint, curing compound, oils, greases, dirt, free water, and laitance from the faces of joints to be sealed.

3.	Elastomeric Compression Seals. Shape the joint as shown on the Plans. Install the seal according to the manufacturer’s instructions.

Install the seal in one piece for the full width of the roadway joint. Seal joints at curbs with additional adhesive.

Install the seal immediately after the curing period of the concrete deck slab.

4.	Strip Seals. Use expansion joint strip seals in one piece for the length of the joint. Shape the steel shapes to conform to the section of the concrete deck. Ensure that the surface in the finished plane is true and free of warping. Use positive methods when placing the joints to keep them in correct position during concrete placement.

Install the expansion joints according to the manufacturer's recommendations. Adjust the joint opening for the dimensions indicated on the Plans.

5.	Steel Joints. At the shop, shape the plates, angles, or other structural shapes to conform to the section of the concrete deck. Fabricate and paint structural shapes to meet the Specifications covering those items. Ensure that the surface in the finished plane is true and free of warping. Use positive methods when placing the joints to keep them in correct position during concrete placement. Meet the joint opening dimension shown on the Plans.

6.	Modular Seals. Shape the joint as shown on the Plans. Use expansion joint modular seals in one piece for the length of the joint. Ensure that the surface in the finished plane is true and free of warping. Use positive methods when placing the joints to keep them in correct position during concrete placement.

Install the expansion joints according to the manufacturer's recommendations. Adjust the joint opening for the dimensions indicated on the Plans.

501-3.16 FORMS.

1.	General. Use forms and falsework designed and constructed according to Section 512.

2.	Concrete Decks. Measure girder camber at the tenth points along the span after the girders are erected but before installing falsework, formwork, deck reinforcing or other loading. Submit the girder camber measurements to the Engineer. Adjust the falsework elevations to accommodate the measured girder camber. Submit the required haunch dimensions to the Engineer for review and approval. Do not install falsework, formwork, reinforcing steel or other loads without the Engineer’s approval. Install devices, such as telltales, to enable the Engineer to readily measure settlement and deflection.

Provide concrete deck forms meeting the following requirements:

- a.	Maintain the deck thickness despite irregularities in and between the girders.

b.	Limit deck thickness variation from +1/4 inch to -1/8 inch.

c.	Accommodate camber variation along the length and between the girders

Limit haunch dimensions to meet the following requirements:

- a.	1/2 inch maximum embedment of the top flange into the deck measured at the edge of the flange.

b.	2-1/2 inch minimum clearance between the top of deck and shear stud.

c.	2 inch minimum penetration of shear stud into the deck.

d.	4 inch maximum haunch measured at the centerline of the girder.

Do not use permanent forms including metal, wood, or precast concrete, unless otherwise noted in the Contract documents, for concrete deck construction.

Threaded inserts may be cast into the exterior edge of deck to accommodate concrete curb forms. Place grout, colored and textured to match deck concrete, in recess after the curb forms are removed.

501-3.17 PRECAST CONCRETE MEMBERS. In additional to the requirements listed herein, conform to Section 502 when fabricating prestressed concrete members.

1.	Working Drawings. Provide working drawings for precast members. Include in the drawings, details not provided in the Plans for the construction and erection of the members. Cast members only after working drawings are approved. Use precast methods for cast-in-place elements when approved. Submit working drawings, showing construction joint details and any other information required. Construct and place precast concrete members according to the details specified.

2.	Manufacture. Monitor the quality of the concrete when casting in an established yard. Perform tests for materials and strength with appropriate AASHTO or ASTM methods.

Prestress concrete according to Section 502. Fabricate and install reinforcing steel according to Section 503.

Unless otherwise noted, use Class A-A concrete for precast members meeting the specified compressive strength noted on the Plans.

Cast members on rigid beds or pallets. Cast bearing surfaces so that they will join properly with other elements of the structure.

Remove side forms only after it will not distort the concrete surface or interrupt the curing.

3.	Curing. Cure precast members by the steam or radiant heat method, or by the water method.

4.	Storage and Handling. Handle and move precast concrete members without causing damage to the member. Lift members from casting beds in accordance with Subsection 501-3.12. Store and transport precast members in an upright position with the directions of the support reactions on the member during storage or transport as if in the final position. Locate support points during transport and storage within 30 inches of their final position, or as shown on approved shop drawings. Ship only after the member has cured at least 7 days and has a compressive strength of at least 100% of the specified compressive strength. Replace all precast units that are damaged.

5.	Erection. Maintain member stability to the satisfaction of the Engineer at all times. Provide all necessary hardware to ensure that member stability is maintained at all times. Limit tension stresses in members due to transportation, lifting, and erection operations to less than 500 psi. Do not crack or otherwise damage precast members. The Engineer may reject cracked or damaged precast concrete members. Secure the member to the structure, and provide temporary braces necessary to resist wind or other loads.

Erect and place precast deck form panels so that the mating surfaces do not allow excessive grout leakage. Dry-pack or seal with an acceptable caulking compound any joints where excessive grout leakage may occur prior to placing the cast-in-place concrete. Provide end panels on skewed structures to fit the skew.

Place precast prestressed structural members in the structure according to the Plans and Special Provisions for the type of structure to be built.

Install cast-in-place end and intermediate diaphragms within two weeks after setting precast members on their bearings. If cast-in-place end and intermediate diaphragms cannot be placed within the prescribed time limit, ensure the members are adequately braced to resist movement and rotation caused by any means.

When the Plans require filling keyways between adjacent concrete members with grout, place grout meeting Subsection 701-2.03 and according to the manufacturer's written instructions. Do not place loads on the grouted members until the grout has reached 5000 psi.

Tightly pack and rod the grout in the keys and spaces. Keep the grout surface smooth and neat. Ensure that the grout surface meets the girder edges throughout their lengths and matches the surface elevation of the girders with a tolerance of +1/8 inch. Patching and grinding may be required.

Check the cumulative width of the girders as erection proceeds and grind contact surfaces as necessary to obtain the deck width shown.

Set interchangeable girders so that the initial difference between the top surfaces of the edges of adjacent girders is no more than 1/2 inch at midspan and no more than 1/4 inch at the bearings.

Set and crib deck bulb tee girders within a span or otherwise brace them securely before making design shear connections or diaphragm connections. Before allowing connections to be made, the Engineer may require additional adjustments to the girder positioning or the use of forcing devices as described below to meet erection tolerances.

Provide and use forcing devices, as shown in the Plans, recommended by the girder manufacturer and approved. Use devices that will maintain the top edges of adjacent girders at the same elevation while casting or welding diaphragms, welding shear connector plates, and while placing and curing grout in the shear keys.

Make field welds according to Section 504 and AWS D1.4.

501-3.18 PLACING ANCHOR BOLTS. Secure anchor bolt assemblies where shown on the Plans. Check the positions and make adjustments before the concrete or grout has been placed.

When installing anchor bolts in wet concrete, secure anchor bolts before placing concrete in the forms. Do not disturb anchor bolts after concrete has been placed.

When installing anchor bolts in pipe sleeves, pre-cast holes, or drilled holes, completely fill the cavity with grout meeting Subsection 701-2.03. Fill the cavity when placing the bearing assemblies. Do not allow water to freeze in the cavity.

501-3.19 BEARINGS. Set the bearing plates, sole plates and elastomeric bearing pads as shown on the Plans in the exact position with full and even bearing on properly finished bearing seats.

Finish bridge seat bearing areas or grind them to elevation and parallel to the roadway grade and parallel to the roadway cross slope or crown, unless otherwise shown on the Plans.

When shown on the plans, place grout under masonry plates that meets Subsection 701-2.03. Mix and place grout according to the manufacturer’s written recommendations. Clean concrete areas that will contact the grout. Remove loose or foreign matter that would prevent the bond between the mortar and the concrete surfaces.

Tightly pack the grout under the masonry plates to provide full bearing. After placing, cover exposed surfaces of grout pads with a heavy thickness of burlap saturated with water for 3 days. Do not place a load on the grout until it has attained a compressive strength of 5000 psi.

Locate sole plates to correspond with the temperature during erection. Anchor bearing securely. Adjust the nuts on anchor bolts at the expansion ends of spans to permit the span to move freely. Burr threads sufficiently to prevent removal of nuts.

Apply epoxy adhesive to the bottom surface of the elastomeric bearing pads before placing them. Do not move the pad until the epoxy has cured and full adhesion is achieved. Do not apply epoxy adhesive to elastomeric bearings used in PTFE bearing assemblies.

501-3.20 UTILIDUCTS, PIPES, CONDUITS, DUCTS, AND UTILITY HOLES. When utiliducts, pipes, conduits, and ducts will be encased in concrete, install them in the forms before placing the concrete. Keep the pipe held rigidly so that it will not displace during concrete placement.

Install utiliducts and utility holes parallel to the roadway centerline. Prevent bond between the utiliducts and concrete by tightly wrapping the utiliducts with at least 2 layers of No.15 roofing felt meeting ASTM D 226.

501-3.21 DRAINGAGE HOLES AND WEEP HOLES. Construct drainage and weep holes as shown on the Plans.

Form weep holes through concrete. If using wooden forms, remove them after the concrete is cured.

If subsurface drainage is not shown on the Plans, provide weep holes in retaining walls and abutment walls where the height of the wall is over 5 feet measured from the top of the footing. Form weep holes 4 inches in diameter and space them no more than 15 feet apart. Place the outlet end of weep holes just above the finish ground line at the face of the wall, or as directed.

Mount hardware cloth in the forms prior to placing concrete in such a manner that the wire is firmly bonded to the concrete or fasten to the exterior of the concrete surface by masonry nails or other methods approved by the Engineer.

501-3.22 DRILLING AND BONDING DOWELS. Drilling of concrete consists of drilling various diameter holes through reinforced or prestressed concrete members, as described in this Contract. Drill holes by methods that do not shatter or damage the concrete adjacent to the holes. Do not damage or otherwise contact reinforcing steel or prestressing steel strand when drilling through reinforced concrete members, unless approved by the Engineer.

Holes in which reinforcing steel or prestressing steel stand is encountered during drilling before the specified depth is attained will be rejected. Drill a new hole, which does not strike reinforcing steel or prestressing steel strand, adjacent to the rejected hole to the specified depth. With the approval of the Engineer, all holes including rejected holes may be cored through reinforcing steel to the correct depth. Fill all rejected holes with epoxy grout.

Drill holes to the diameters and depths as recommended by the manufacturer to develop the ultimate strength of the steel dowel but to a depth not less than that shown on the Plans.

Clean and dry the holes in accordance with the manufacturer’s written recommendations before placing the bonding material and the steel dowels. After bonding, support all dowels as necessary to prevent movement during curing. Completely fill drilled holes with epoxy using a method that will not trap air or create voids. Do not disturb the dowels until the epoxy has cured the minimum time specified by the manufacturer. Dowels that are improperly bonded, as determined by the Engineer, will be rejected. Drill new holes and place new securely bonded dowels at no expense to the State.

501-3.23 WATER STOPS. Furnish water stops in continuous, full-length segments without field splices. Do not field splice water stops. Manufacturer’s shop splices shall be fully vulcanized. 

Use spacers, supporting wires, or other approved devices to secure the water stop in the position shown on the plans.

Remove and replace water stops that are out of position or shape at no expense to the Department.

501-3.24 CHIPPING AND REMOVING CONCRETE. Where portions of a bridge are to be chipped or removed, perform the chipping and removal operations without damage to any portion of the structure that is to remain in place. Repair all damage to existing concrete to the satisfaction of the Engineer at no additional cost to the Department and no adjustment in Contract time.

Before removing concrete, make a saw cut approximately one inch deep to a true line along the limits of removal on all faces of the element that will be visible in the completed work.

Use water meeting the requirements of Subsection 501-2.01 for removal operations. If water is to be taken from a lake, stream, or other natural water body containing fish, and the pump intake hose is less than 2 inches in diameter, immerse the intake in a 5 gallon bucket perforated with 3/32 inch holes. For larger pumps, use a box with screen openings no more than 0.04 inches.

Do not permit unfiltered water from removal operations to fall on public traffic, to flow across shoulders or lanes occupied by public traffic, or to flow into gutters, other drainage facilities, or streams. Contain and filter wastewater from removal operations before being discharging it into any stream, such that the wastewater meets the standards given in the General Permit.

501-3.25 CRACK REPAIR. The Engineer will evaluate concrete that has cracked during construction for any reason for structural adequacy and durability. If the crack is less than 0.011 inches wide, the crack will be considered acceptable with no additional evaluation or repairs required. Cracks greater than 0.060 inches wide will not be evaluated and will not be considered acceptable.

If the crack is determined to be acceptable by the Engineer, repair the entire crack by injecting epoxy and sealing the concrete surface. If the crack is found to be unacceptable, then remove and replace the material. Perform crack repairs and replace unacceptable concrete and at no cost to the Department. No contract time extension will be given for repairing, removing, and replacing unacceptable material.

Repair cracked concrete in accordance with the following requirements:

1.	Experience. Provide injection equipment operators that have a minimum of two years experience in the methods and materials of the selected system. Ensure injection equipment operators know the correct material selection and use and know the equipment operation, maintenance, and troubleshooting for application of epoxy injection system.

2.	Equipment.	Use positive displacement plural component pumps, specifically designed to meter, mix, and inject low viscosity materials.

3.	Clean the crack. Remove contaminates such as water, oil, grease, dirt, fine particles of concrete, and all other materials that reduce the effectiveness of repairs from the crack. Remove contamination by vacuuming, flushing with water, or cleaning solutions specifically intended for removing contaminates. Flush the solution using compressed air and a neutralizing agent. Allow adequate time for drying. If cleaning solutions are used, perform a trail test to determine the practical limitations and effectiveness of the contaminate removal procedure.

4.	Install entry and venting ports. Install entry/venting ports spaced approximately the thickness of the concrete member apart along one face of the crack. Acceptable types entry/venting ports are fittings inserted into drilled holes, bonded flush fittings, and interruptions in seal using special gasket devices that cover the unsealed portion of the crack and allow injection of the adhesive directly into the crack without leaking.

5.	Seal the surfaces. Seal the surface of the crack to prevent the epoxy from escaping. Apply an epoxy sealing material to the surface of the crack and allow it to harden. If extremely high injection pressures are needed, cut out the crack in a V-shape to a depth of 1/2 inch and width of 3/4 inch, fill with epoxy, and struck off flush with the surface.

Prepare the surface in accordance with the manufacturers written instructions.

6.	Mix the epoxy. Mix the epoxy to the volume ratio prescribed by the manufacturer within a tolerance of ±5 percent by volume.

7.	Inject the epoxy. Do not use excessive pressure when injecting epoxy that can propagate the crack, or cause additional damage.

If the crack is vertical or inclined, begin the injection process by pumping epoxy into the entry port at the lowest elevation until the epoxy level reaches the entry port above. Close the lower injection port when epoxy reaches the entry port above. Move to the entry port above and repeat the process until the crack is completely filled and all ports are closed.

For horizontal cracks, proceed from one end of the crack to the other until the crack is completely filled and all ports are closed.

The crack is full if the pressure can be maintained. If the pressure cannot be maintained, the epoxy is still flowing into unfilled portions or leaking out of the crack.

8.	Remove the surface seal. After the injected epoxy has cured, remove the surface seal by grinding or other means as appropriate.

501-3.26 CLEANUP. Upon completion of the structure and before final acceptance, leave the structure and entire site in a clean and orderly condition. Sweep and wash bridge decks and approach slabs. Remove all concrete waste from the site. Leave the structure with an aesthetically pleasing appearance by removing all concrete splatter, paint marks, laitance, rust staining, chamfer strips, and all other material that does not provide a uniform texture and color to the concrete surface. Remove temporary buildings, equipment, unused materials, debris, forms, and falsework. Remove falsework piling at least 2 feet below the finished ground line.

501-4.01 METHOD OF MEASUREMENT. Section 109 and the following:

Cubic Yard. The lesser of the actual volume or neat line volume of each class of concrete accepted in place in the finished structure.

Precast Concrete Members. The actual number of members.

Expansion Joint. The sum of the lengths of joints in place in the completed structure, conforming to the Contract, measured along the centerline of the joint.

501-5.01 BASIS OF PAYMENT.

The quantities of reinforcing steel and other contract items included in cast-in-place structures will be measured for payment as prescribed for the items involved.

The following items are subsidiary to precast concrete member: Concrete, reinforcing steel contained in the member (uncoated and/or epoxy coated), prestressing steel, plates, nuts, all other inserts contained within the girder, bolts, studs, anchor bars, blockouts, elastomeric bearing pads, grout, drains, and other miscellaneous steel embedded in or attached to the girders or diaphragms.

All expanded polyethylene and joint filler material is subsidiary to concrete.

All material contained within, embedded or attached to concrete elements including conduits, silicone joint sealant, drains, wire mesh, threaded inserts, anchors, utility hangers, utiliducts and other hardware are subsidiary to concrete.

Concrete Price Adjustment. For concrete that fails to meet Subsection 501-3.04.5.c but is determined to be acceptable by the Engineer, payment will be adjusted according to the following formula.

Pay adjustment = -2(fc-fc)(PAB)(Q)

fc

where 	f 'c	=	Specified compressive strength measured in psi

fc	=	Compressive strength as determined by the minimum individual strength test in psi

PAB*	 =	Price Adjustment Base

Q	 =	50cubic yards.

*PAB is the Contract unit price for the class of concrete involved. Where the Contract basis of payment for concrete is other than by unit price, PAB is $1000 per cubic yard.

The accrued concrete price adjustment will be subtracted under Item 501(8), Concrete Price Adjustment, regardless of whether the item appears in the bid schedule.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 501(1) Class A Concrete | Lump Sum |
| 501(2) Class A-A Concrete | Lump Sum |
| 501(3) Class W Concrete | Lump Sum |
| 501(4) Class A Concrete | Cubic Yard |
| 501(5) Class S Concrete | Cubic Yard |
| 501(6) Class W Concrete | Cubic Yard |
| 501(7) Precast Concrete Member (74” Decked Bulb-Tee) | Each |
| 501(8) Concrete Price Adjustment | Contingent Sum |
| 501(9) Bridge Expansion Joint (identification) | Linear Foot |

Replace Section 502 with the following:

SECTION 502

PRESTRESSING CONCRETE

Special Provisions

502-1.01 DESCRIPTION. Prestress precast or cast-in-place concrete by furnishing, placing, tensioning, and bonding prestressing steel by using pretensioning in accordance with the Contract.

For pretensioning, this work also includes furnishing and installing all materials and equipment necessary to prestress concrete as designated in the Contract.

502-1.02 DEFINITIONS.

ANCHORAGE. An assembly of various hardware components that secure a tendon at its ends after it has been stressed imparting the tendon force into the concrete.

ANTICIPATED SET. The set that was assumed to occur in the design calculation of the post-tensioning forces immediately after load transfer.

BEARING PLATE. Hardware that transfers the tendon force directly into concrete.

BLEED. The autogenous flow of mixing water within or its emergence from newly placed grout caused by the settlement of the solid materials within the mass and filtering action of strands.

DUCT. Material forming a conduit to accommodate prestressing steel installation and provide an annular space for the grout that protects the prestressing steel.

FLUIDITY. A measure of time, expressed in seconds, necessary for a stated quantity of grout to pass through the orifice of a flow cone.

GROUT. A mixture of cementitious materials and water with or without mineral additives or admixtures proportioned to produce a pumpable consistency without segregation of the constituents when injected into the duct to fill the space around the prestressing steel.

PRESTRESSING STEEL. The steel element of a post-tensioning tendon, which is elongated and anchored to provide the necessary permanent prestressing force.

STRAND. An assembly of several high-strength steel wires wound together. Strands usually have six outer wires helically wound around a single straight wire of a similar diameter.

STRAND COUPLER. An assembly by which the prestressing force may be transmitted from one partial length prestressing tendon to another. (Strand couplers are not permitted.)

TENDON. A single or group of prestressing steel elements and their anchorage assemblies that imparts prestress to a structural member. Also, included are ducts, grouting attachments, grout and corrosion protection filler materials or coatings.

TENDON SIZE. The number of individual strands of a certain strand diameter.

THIXOTROPIC. The material property exhibited by certain grouts that enable material to stiffen, achieve a higher viscosity, in a short time while at rest, but to become liquid, acquire a lower viscosity, when mechanically agitated.

VENT. Tubing or pipe used for injection of grout into the duct and to allow escape of air, water, grout and bleed water from the duct.

WEDGE. A conically shaped device that anchors the strand in the wedge plate.

WEDGE PLATE. The hardware that holds the wedges of a multi-strand tendon and transfers the tendon force to the anchorage assembly.

502-2.01 MATERIALS. Use materials that conform to the following:

Concrete	Section 501

Water	Subsection 712-2.01

Reinforcing steel 	Subsection 709-2.01

Epoxy-Coated Reinforcing Steel	Subsection 709-2.01

Prestressing Steel and Fittings	Section 721

# CONSTRUCTION REQUIREMENTS

502-3.01 PRETENSIONING METHODS. Select a pretensioning method that provides the magnitude and distribution of prestressing force as shown on the Plans, subject to the requirements in this specification and approval by the Engineer.

1.	Working Drawings. Before casting members to be prestressed, submit for approval working drawings including complete details and substantiating calculations of the method, materials, and equipment proposed for use in the prestressing operations, any additions or rearrangement of reinforcing steel, and any revision in concrete dimensions.

Include an outline of the method and sequence of stressing, complete specifications and details of the prestressing steel and anchoring devices to be used, anchoring stresses, strand release sequence, and other data pertaining to the prestressing operations, including the proposed arrangement of the prestressing units in the members.

Compute the anticipated camber at the time of prestressing force transfer and at other significant times. Show the values on the shop drawings as a time/deflection curve, subject to approval.

Include on working drawings embedded items such as reinforcing steel, lifting devices, coil anchors, anchor bolts, drainage systems, utility conduits and other such items. Ensure there will be no conflict between the planned positions of any embedded items and that concrete cover will be adequate.

2.	Quality Control Program. Submit for approval a quality control program that verifies that all materials and workmanship incorporated into the prestressed concrete members conform to the requirements.

3.	Protection of Prestressing Steel. Protect prestressing steel and anchor assemblies against physical damage and corrosion at all times. Keep prestressing steel and anchor assemblies clean and free of deleterious material such as grease, oil, wax, paint, or other foreign materials. The Engineer will reject prestressing steel that has sustained physical damage at any time. The Engineer will reject prestressing steel that has developed visible rust pitting or other results of corrosion, other than rust stain.

Package prestressing steel and anchorage assemblies in containers or shipping forms for the protection of the steel against physical damage and corrosion during shipping and storage. Protect the prestressing steel from corrosion during shipping and storage by placing a corrosion inhibitor in the package or form, incorporating a corrosion inhibitor carrier-type packaging material, or applying a corrosion inhibitor directly to the steel. Do not use corrosion inhibitors that have deleterious effect on the steel or concrete or bond strength of steel to concrete. Immediately replace packaging or forms damaged from any cause or restore packaging to original condition.

Clearly mark the shipping package or form with a statement that the package contains high-strength prestressing steel, and the type of corrosion inhibitor used, including the date packaged.

4.	Prestressing Equipment. Use a hydraulic jacking system that is adjustable to the automatic application and sustaining of a predetermined load. Equip each jack used to stress strands with at least one pressure gage or load cell built into the system. If used, connect transducers to a dial or digital readout which will provide an instantaneous readout of the applied load in pounds. Provide a jacking system with the capacity to induce the required load.

Permanently mark the jack body with the ram area. Ensure each pressure gage is fully functional, calibrated and has an accurately reading dial at least 6 inches in diameter.

Calibrate the jack and gage as a system in accordance with AASTHO T 67 within 12 months prior to use and after each repair. Perform three calibration test cycles with the cylinder extension of the jack in various positions (i.e. 2 inch, 4 inch, 8 inch stroke). At each pressure increment, average the forces from each test cycle to obtain an average force. Ensure calibrations cover the load ranges that will be used during production. Perform the calibration with the equipment setup in the same configuration that will be used in the tensioning operations.

Calibrate the load cell in accordance with AASTHO T 67 within 12 months prior to use. Ensure calibrations cover the load ranges that will be used during production. The range of the load cell shall be such that the lower 10 percent of the manufacturer's rated capacity will not be used in determining the jacking stress.

After calibration has been completed, prepare a certificate and have it signed by the person in responsible charge of the verifications as outlined in AASTHO T 67. Ensure that the calibration report includes, the serial number of the equipment that is calibrated, calibration curve, calibration date, temperature, full range of readings before and after calibration, National Institute of Standards and Technology’s (NIST’s) traceable number of calibration device, method of calibration, calibration agency, and laboratory or Engineer supervising the calibration.

For each tensioning system used on the project, provide the Engineer with the certified calibration report before commencing tensioning operations.

Recalibrate the system in the event that any uncertainty exists regarding jack calibration, pressure gage usage, strand elongation or any other prestressing strand tensioning issue. Recalibrate jacks requiring repair, such as replacing seals or changing the length of the hydraulic lines. No extra compensation will be allowed for the initial or subsequent calibrations.

5.	Placing Reinforcing Steel and Prestressing Steel. Place reinforcing steel according to the requirements of Section 503, except as modified by this section.

Place prestressing steel in the position as designated in the Contract or on the approved working drawings.

6.	Pretensioning. Do not begin tensioning operations until concrete cylinders test, manufactured of the same concrete and curing conditions outlined in AASHTO T 23 and tested using AASHTO T 22, indicate that the concrete has attained the minimum initial compressive strength (release strength) as indicated in the Contract. Do not tension the prestressing steel until all concrete in the member has been placed.

Ensure that the tension load indicated by the gauge(s) is within 5% of the calculated tension load based on elongation measurements for each strand.

Limit the strand stress in pretensioned members before seating (jacking stress) to 70 percent of the minimum ultimate tensile strength (0.70 f ′s) of the prestressing steel.

Stress strands by either single strand stressing or multiple strand stressing.

Bring all strands to be stressed in a group (multiple strand stressing) to a uniform initial tension, prior to being given their full pretensioning, that is within the range specified and sufficient to eliminate all slack and equalize the stresses in the strands.

Use approved low-friction devices at all points of change in slope of tendon trajectory when tensioning harped strands.

Tension harped strands from both ends of the bed if the load, as determined by elongation measurements, is more than 5 percent less than that indicated by the jack gauges. Ensure the computed load from the sum of elongation at both ends is within 5 percent of that indicated by the jack gauges.

When splicing strands, locate all splices outside of the prestressed units. Account for additional elongation due to the splice when verifying the tension load based on elongation measurements.

Keep the temperature of the strands during tensioning and concrete placement within 25 °F of the concrete temperature. During the interval between tensioning and concrete placement, do not let a temperature drop increase the stress level in the strands more than 0.05 GUTS (guaranteed ultimate tensile strength), nor cause the stress in the strand to exceed 0.75 GUTS.

Unless noted otherwise, cut all pretensioned-prestressing strands flush with the end of the member. Cut or release the elements in an order that minimizes the lateral eccentricity of the pre-stress. Clean and paint the exposed ends of the strand and a 1-inch strip of adjoining concrete.

7.	Placing Concrete. Produce and place concrete according to the requirements of Section 501, except as modified by this section.

Before depositing concrete in the forms, obtain an inspection and approval of the placement of reinforcing, enclosures, anchorages, and prestressing steel. Vibrate the concrete internally, externally, or both, as directed by the Engineer. Vibrate carefully to avoid displacing the reinforcing steel or other items embedded in the concrete.

8.	Girder Inserts. Provide threaded inserts, coil anchors, or approved equal in the girder as indicated on the plans.

The Contractor may provide additional inserts in the girder to accommodate diaphragm forms or other construction related requirements.

Provide holes in the girder web as indicated on the plans to accommodate reinforcing steel. Verify that the hole size provided will accommodate reinforcement placement procedures.

502-3.02 CAMBER. Camber is the upward deflection that occurs in prestressed concrete flexural members due to the combination of stressing forces and dead load. It does not include dimensional inaccuracies from manufacturing errors.

Form girders so the roadway surface conforms to the indicated grade line with an allowance for 1/2 inch of positive camber at midspan. Form girders to adjust for the predicted long-term camber from loss of prestress and from dead load deflection. When estimating this adjustment, assume that future paving will be applied 3 years after erection.

Control the concrete properties and the placing, curing, curing times, tensioning procedures, and the storage of precast prestressed beam sections. Control these elements so that the shape and amplitude of the deflection curves for all girders will be within specified tolerances and as nearly alike as possible.

Measure camber with the girder supported at bearing points only. When it is impractical to support the girder on its bearing points, you may use alternative support points. Obtain approval of the alternative supports and submit calculations of the effects of the supports on girder camber. Measure actual camber during prestressing force transfer and compare it with computed values and tolerance.

502-3.03 TOLERANCES. Produce prestressed concrete members conforming to the following dimensional tolerances:

1.	Camber: Do not vary from approved camber more than ±1/8 inch per 10 feet of length with a maximum of 1 inch. In addition, the camber of any girder may not differ from that of any other girder by more than 1 inch.

2.	Position of Strands: ±1/4 inch (±1/2 inch where harped strands exit the member).

3.	Longitudinal Position of Deflection Point for Harped Strands: ±12 inches.

4.	Position of Ducts and Anchorages: ±1/4 inch

5.	Position of Local Zone Reinforcement: Center reinforcement on the duct and start within 1/2 inch of the back of the bearing plate.

6.	Position of Weld Plates: ±1 inch measured along joint. ±1/8 inch transverse to joint.

502-4.01 METHOD OF MEASUREMENT. Section 109.

502-5.01 BASIS OF PAYMENT.   Payment for prestressing precast concrete members is included in the Contract price paid for the precast members, as provided for Section 501.

Replace Section 503 with the following:

SECTION 503

REINFORCING STEEL

Special Provisions

503-1.01 DESCRIPTION. Furnish and place reinforcing steel according to the Contract documents.

503-1.02 DEFINITIONS.

BAR SIZE / DIAMETER. Nominal dimensions equivalent to those of a circular area having the same weight per foot as the AASHTO/ASTM designated bar.

COVER. The least distance between the surface of embedded reinforcement and the outer surface of the concrete.

HOOK. A bend in the end of a reinforcing bar.

HOOP. A one-piece closed tie or continuously wound tie, the ends of which are hooked or welded together, that encloses the longitudinal reinforcement.

LATERAL REINFORCEMENT. Reinforcement perpendicular to the length of a concrete member.

LONGITUDINAL REINFORCEMENT. Reinforcement parallel to the length of a concrete member.

LOT. A defined quantity.

SPIRAL. Continuously wound reinforcement in the form of a cylindrical helix.

STIRRUP. Reinforcement used to resist shear and diagonal tension stresses in a structural member installed perpendicular to or at an angle to the longitudinal reinforcement; lateral reinforcement formed of individual or paired units, open or closed.

TIE. Reinforcement with hooked ends tied at right angles to and enclosing the longitudinal reinforcement.

503-2.01 MATERIALS.

Reinforcing Steel Bars	Subsection 709-2.01

Epoxy-Coated Reinforcing Steel Bars	Subsection 709-2.01

Headed Reinforcing Steel Bars	Subsection 709-2.01

Epoxy Coating Patch Material	Subsection 709-2.01

# CONSTRUCTION REQUIREMENTS

503-3.01 BAR LIST. When the Contract documents include bar lists and/or bending schedules, verify the quantity, size, and shape of all bar reinforcement against the structure drawings and make any corrections before ordering.

Where bar lists and bending schedules do not appear in the Contract documents, furnish order lists and bending diagrams for approval according to Subsection 105-1.02. Furnish order lists and bending diagrams detailed in accordance with ACI 315, Chapter 3.

Do not substitute reinforcing bars of different size, material, coating, or grade without prior approval of the Engineer. When substituting epoxy-coated reinforcing steel for uncoated reinforcing steel, protect and repair all epoxy-coated bars according to Subsection 503-3.02.

503-3.02 PROTECTION OF MATERIALS. Protect reinforcing steel from damage at all times. Before placing reinforcing steel in the work, ensure that the reinforcing steel is free of dirt, loose rust or scale, paint, oil, or other foreign substance. Pressure wash all reinforcing steel that has a surface coating of dirt, dust, or has been exposed to salt spray or other deleterious substances. Use a pressure washer with at least 2000 psi at all elevations. Keep the nozzle tip no more than 12 inches from the surface during all phases of power washing. Do not weld or tack weld reinforcing steel except as noted in the Contract documents and approved by the Engineer. When transporting, storing, or constructing in close proximity to bodies of salt water, keep all reinforcing steel in enclosures that provide protection from the elements.

Do not damage epoxy-coated reinforcing steel. When handling coated reinforcing steel, avoid bundle-to-bundle and bar-to-bar abrasion. Use padded bundling bands. Handle epoxy-coated bars using equipment with padded contact areas. Lift bundles with a strongback, multiple supports, or a platform bridge to prevent bar-to-bar abrasion from sags in the bar bundle. Do not drop or drag the bars or bundles. Off-load bars as close as possible to their points of placement to minimize re-handling.

Store epoxy-coated reinforcing steel off the ground. When stacking is necessary, place supports between bundles. Place supports sufficiently close to prevent sags in the bundles. Store coated and uncoated bars separately.

Protect epoxy-coated reinforcing steel from sunlight, salt spray, and weather exposure during shipping and storage. Cover epoxy-coated reinforcing steel and bundles with opaque polyethylene sheeting or other protective material. Secure covering and allow air circulation to minimize condensation under the covering. The Engineer will reject epoxy-coated reinforcing steel when the cumulative environmental exposure time, including all uncovered storage time after coating application to full embedment in concrete, exceeds 2 months.

The Engineer will reject epoxy-coated reinforcing steel when the extent of damaged coating exceeds 2% of the surface area in any 1 foot length of bar. When the extent of damaged coating does not exceed 2% of the surface area in any 1 foot length of bar, repair all damaged coating. Coating damage includes cracks, abrasions, chips, bond loss (the coating can be removed with a peeling action by the finger), and exposed steel areas visible to a person with normal or corrected vision prior to concrete placement. Repair coating damage as soon as possible and before visible oxidation appears on the steel surface. Repair coating damaged due to shipment, storage, and handling prior to placing the reinforcing steel.

Prepare coating damage prior to applying patch material. Clean and remove all disbonded areas of coating. Remove loose and deleterious materials. In cases when rust is present, remove rust by thoroughly cleaning the area using blast cleaning, filing, or power brushing in a manner that minimizes damage to the sound coating. The Engineer will reject epoxy-coated reinforcing steel when the removed coating exceeds 2% in any 1 foot length of bar or if the weight, dimensions, cross-sectional area, or tensile properties are less than the minimum requirements of the applicable specification.

Use an approved epoxy coating patch material in accordance with the material manufacturer's recommendations. Apply patching material in conformance with the written instructions furnished by the patching material manufacturer. Allow the patching material to fully cure before placing concrete. The Engineer will reject epoxy-coated reinforcing steel when the surface area covered by patching material exceeds 5% in any 1 foot length of bar.

Rejected epoxy-coated reinforcing steel may not be substituted for uncoated reinforcing steel.

At all times, protect mechanical splice assemblies, headed bar assemblies, and connecting elements (including reinforcing bar ends) against physical damage and corrosion. Keep assemblies and connecting elements clean and free of deleterious material such as grease, oil, wax, paint, or other foreign materials that adversely affect fabrication or performance. The Engineer will reject mechanical butt splice assemblies, headed bar assemblies, or reinforcing steel that has sustained physical damage or corrosion at any time. Coating damage includes cracks, abrasions, chips, bond loss (the coating can be removed with a peeling action by the finger), exposed steel areas etc. visible to the naked eye. Repair coating damaged due to shipment, storage, and handling prior to placing the reinforcing steel.

503-3.03 FABRICATION. Fabricate reinforcing steel to the size and dimension shown in the Contract documents. Reinforcing steel dimensions shown are out-to-out of bar, unless otherwise noted.

Meet fabrication tolerances in ACI Publication 117, Section 2.1.

Bend bars when the bar temperature is above 45 °F and less than 150 °F. Do not bend or straighten bars in a manner that will damage the material or coating. Produce hooks and bends in reinforcing bars with inside diameters as shown in Table 503-1, unless otherwise noted. The Engineer will reject reinforcing steel bent at any time with an inside diameter less than the minimum diameter shown in Table 503-1.

TABLE 503-1

BEND DIAMETER

| Bar Size | Stirrups, Hoops, And Ties | All Other Bends |
| --- | --- | --- |
| No. 3 | 1½" | 2¼" |
| No. 4 | 2" | 3" |
| No. 5 | 2½" | 3¾" |
| No. 6 | 4½" | 4½" |
| No. 7 | 5¼" | 5¼" |
| No. 8 | 6" | 6" |
| No. 9 | - | 9½" |
| No. 10 | - | 10¾" |
| No. 11 | - | 12" |
| No. 14 | - | 18¼" |
| No. 18 | - | 24" |

For the purposes of these Specifications, the term "Standard Hook" means one of the following:

1.	Std 180° Hook: 180° bend plus a 4.0 nominal bar diameter extension, but not less than 2.5 inches, at the free end of the bar.

2.	Std 90° Hook: 90° bend plus a 12.0 nominal bar diameter extension at the free end of the bar.

When permitted by the Engineer, field bend bars that are partially embedded in concrete without damaging the reinforcing steel or concrete. Preheat the reinforcing steel before bending. Previously unbent bars of sizes No. 5 and smaller may be bent without heating. Apply heat by any method that does not damage the reinforcing steel or concrete. Locate the beginning of the bend a distance not less than the minimum bend diameter from the surface of concrete. Preheat the reinforcing steel at least 5.0 nominal bar diameters in each direction from the center of the bend but do not extend preheating below the surface of the concrete. Insulate all concrete within 6 inches of the heated bar area. Do not allow the temperature of the reinforcing bar at the concrete interface to exceed 500 °F. Preheat the reinforcing steel to at least 1100 °F. Ensure, by using temperature-indicating crayons, contact pyrometer or other acceptable means, that the maximum reinforcing steel temperature never exceeds 1200 °F. Use 2 heat tips simultaneously at opposite sides of bars larger than No. 6 to assure a uniform temperature throughout the thickness of the bar. For size No. 6 and smaller bars, use 2 heat tips, if necessary. Maintain the preheat temperature of the reinforcing steel until bending or straightening is complete. Make the bend gradually with smooth continuous application of force. Use a bending tool equipped with a bending diameter as listed in Table 503-1, unless otherwise noted. When straightening, move a bender progressively around the bend. When bending or straightening is complete, gradually reduce the temperature of the reinforcing steel to the ambient air temperature. Do not artificially cool the bars with water, forced air, or any other means.

Do not field bend:

1.	No. 14 or No. 18 bars that are partially embedded in concrete,

2.	When the bar temperature is lower than 45 °F,

3.	By means of hammer blows or pipe sleeves, or

4.	While the bar temperature is in the range of 400 °F to 700 °F.

Weld reinforcing bars in accordance with AWS D1.4. Weld epoxy coated reinforcing steel prior to application of the epoxy coating.

503-3.04 PLACING AND FASTENING. Place and secure reinforcing steel in position as noted in the Contract so that it will be held firmly in place during placing and setting of the concrete. Do not place bars in addition to that noted in the Contract documents without prior approval of the Engineer. Do not place bars of different size, material, or grade than noted in the Contract documents without prior approval of the Engineer. Place all reinforcing steel evenly unless noted otherwise. Provide 2 inches of concrete clear cover, measured from the surface of the reinforcement to the outside surface of the concrete, unless noted otherwise.

In order to position the reinforcing steel as required in the Contract documents and ensure the steel does not move as the concrete is placed, tie the bars with No. 14 or No.16 gauge steel wire. When the spacing between bars is 1 foot or more, tie the bars at all intersections. When the bar spacing is less than 1 foot, tie every other intersection. If the Plans require bundled bars, tie bundled bars together at not more than 6-foot centers. Tie all intersections of epoxy-coated reinforcing steel in the top mat of concrete decks and approach slabs. Use wire coated with plastic, epoxy, or similar non-conductive material when tying epoxy-coated reinforcing steel. Obtain the Engineer’s written authorization before welding reinforcing steel.

For slip-formed concrete, tie reinforcing steel at all intersections. Provide additional reinforcing steel cross bracing to keep the cage form moving during concrete placement. Place cross bracing both longitudinally and transversely.

Maintain distances from the forms using approved precast mortar blocks, metal or plastic chairs, spacers, metal hangers, or supporting wire strong enough to resist movement under construction loads. Use stainless steel metal supports if they extend to the surface of the concrete, or use metal supports protected with a plastic coating to prevent corrosion. Do not use wooden or aluminum supports. Space supports under deck slab reinforcement not more than 4 feet apart in each direction.

Use coated hardware or plastic supports to support and fasten epoxy-coated reinforcing steel. Use hardware coated with plastic, epoxy, or similar non-conductive material.

If used, provide mortar blocks with a bearing area of not greater than 2 inches in any dimension and a compressive strength equal to that of the concrete in which the mortar blocks are embedded. In slabs, use mortar blocks that have either a grooved top that will hold the reinforcing bar in place or a protruding embedded wire that is tied to the reinforcement. If this wire is used around epoxy-coated bars, use wire coated with plastic, epoxy, or similar non-conductive material. Mortar blocks may be accepted on a Manufacturer's Certificate of Compliance that includes test results on sets of two 2-inch square specimens per AASHTO T 106. Each pair of specimens represents no more than 2,500 mortar blocks made of the same mortar as the blocks and cured under the same conditions.

If metal supports are used within 1/2 inch of the concrete surface, provide supports that are galvanized after fabrication in accordance with AASHTO M 232 Class D, stainless steel meeting the requirements of ASTM A 493, Type 302, or plastic coated. Use plastic coatings that do not react chemically with the concrete, have a minimum thickness of 3/32 inch where it touches the form, do not crack at or above -5 °F, and do not deform enough to expose the metal at or below 200 °F.

If used, provide plastic supports that are lightweight, non-porous, and chemically inert in concrete. Use plastic supports that have rounded seats, do not deform under load during normal temperatures, do not shatter or crack under impact loading in cold weather, and have at least 25% of their gross area perforated to compensate for the difference in the coefficient of thermal expansion between plastic and concrete. Space plastic supports at greater than 1 foot apart along the bar. Do not use plastic supports that prevent complete concrete consolidation in and around the support.

In lieu of mortar blocks, support epoxy-coated reinforcing bars with either plastic coated metal supports coated entirely with a dielectric material such as epoxy or plastic, other epoxy-coated reinforcing bars, or plastic supports.

As the work progresses, do not place bars on layers of fresh concrete or adjust bars while placing concrete. Securely fasten dowels in position before placing the concrete that will contain the dowels into the form. You may place curb or sidewalk dowels after the deck concrete has received the preliminary finish.

Repair detectable coating damage on epoxy-coated reinforcing steel in accordance with Subsection 503-3.02, Protection of Materials.

503-3.05 SPLICING. Furnish all reinforcement in the full lengths specified. Obtain the Engineer’s written approval before splicing, except for splices noted in the Contract. Do not splice reinforcing steel bars in “no splice zones” as designated in the Contract.

Splice reinforcing steel using lap splicing, welded butt joints, welded lap splicing, mechanical butt splicing, or mechanical lap splicing, unless noted otherwise in the Contract. Do not use lap splicing for No. 14 or No. 18 reinforcing bars.

Do not lap splice spiral reinforcing steel. Anchor each end unit of spiral reinforcing bar by lapping the free end of the bar to the continuous spiral and using either a welded lap splice or a mechanical lap splice.

Stagger splices in adjacent reinforcing bars, unless otherwise noted in the Contract or approved by the Engineer. Stagger lap splices a distance greater than the lapped splice length. Stagger butt splices at least 2 feet.

Reinforcing steel may be continuous at locations where splices are noted in the Contract. Locate splices based upon available commercial lengths where practicable except where noted otherwise in the Contract.

Do not field weld epoxy coated reinforcing bars.

1.	Lap Splicing.

a.	General. Splices made by lapping consists of placing the reinforcing bars in contact and wiring them together in such a manner as to maintain the alignment of the bars and to provide minimum clearances.

Provide a minimum clear distance of 2 inches between the spliced bars and the nearest adjacent bar. Do not reduce the minimum clearance to the surface of the concrete specified in Subsection 503-3.04, Placing and Fastening.

Use lapped splices meeting the following minimum lengths, unless otherwise noted in the Contract:

(1)	For No. 8 bars and smaller, lap bars at least 50 nominal bar diameters.

(2)	For No, 9 bars and larger, lap bars at least 70 nominal bar diameters.

(3)	Increase the minimum lap splice length 40% for horizontal or nearly horizontal reinforcing bars, when more than 12 inches of fresh concrete is placed below the reinforcement.

(4)	Increase the minimum lap splice length 20% for epoxy-coated bars.

b.	Qualifications. No qualifications apply when lap splicing.

c.	Testing/Inspection. Field verify lap splice length.

2.	Welded Butt Joints.

a.	General. For welded butt joints in reinforcing bars, use complete joint penetration (CJP) groove welds conforming to the requirements in AWS D1.4 except as noted below.

Use the joint details and dimensions as shown in Figure 3.2 (A) (B) (D) and (E), "Direct Butt Joints" of AWS D1.4. Do not use split pipe backing.

Do not deviate the alignment of reinforcing bars at a welded splice more than 1/4 inch per 4 foot length.

Use electrodes classified as "Nickel-Steel" as referenced in AWS A5.5, A5.28, or A5.29.

Preheat reinforcing bars in accordance with AWS D1.4 for a distance of not less than 6 inches on each side of the joint prior to welding. Protect welding areas from air currents, drafts and precipitation to prevent loss of heat or loss of arc shielding. Submit the method of protection of the welding area to the Engineer for approval.

Submit all AWS required test assemblies to the Engineer.

b.	Qualifications. The operator and procedure qualification tests may be performed simultaneously.

Submit a welding plan to the Engineer for approval containing at least the following items:

(1)	Quality Control personnel qualifications including CWI number.

(2)	Welding Procedure Specifications (WPS).

(3)	Procedure Qualification Records (PQR), when applicable.

(4)	Welder Performance Qualification Records (WPQR) with documentation of current welder certification.

(5)	Type and extent of Nondestructive Examination (NDE) to be conducted, as required in the specifications.

c.	Testing/Inspection.

(1)	Shop Welds. When complete joint penetration groove welded joints are used, perform job control tests using a qualified testing laboratory. A job control test consists of the fabrication, under conditions used to produce the splice, and the physical testing of 6 sample splices for each lot of splices. The Engineer or Engineer's authorized representative will designate when samples for job control tests are to be fabricated and will determine the limits of the lot represented by each job control test.

A lot of shop produced complete joint penetration welded butt joints is defined as no more than 150 splices of the same type of welds used for each combination of bar size and bar deformation pattern that is used in the work.

A sample splice consists of a splice to connect two 30-inch, or longer, bars using the same splice materials, position, location and equipment, and following the same procedures as used to make splices in the work. Shorter sample splice bars may be used if approved by the Engineer.

The Engineer or the Engineer's authorized representative shall witness the job control tests performed by the testing laboratory.

Identify sample splices with weatherproof markings prior to shipment to the testing laboratory.

Test each sample to failure in accordance with ASTM A 370 and Appendix A9, Methods for Testing Steel Reinforcing Bars, of ASTM A 370. Failure is defined as partial or total fracture of the parent bar material or weld. Submit the test results to the Engineer for review and approval.

Should the average of the results of tests made on the 6 sample splices or should more than 1 sample splice in the job control test develop less than a minimum tensile strength of 80,000 psi, based on the nominal bar area, all splices in the lot represented by that test will be rejected. Replace rejected bar splices at no additional cost to the Department and no adjustment in contract time.

(2)	Field Welds. Perform nondestructive examination using radiographic examination (RT) in accordance with AWS D1.1, Section 6, except for Section 6.17, RT Procedures for field welded complete joint penetration direct butt joints. The standards of acceptance shall be in accordance with AWS D1.4, Section 4.4.2 and Section 4.4.8.

Perform radiographic examinations on a random sample of 25 % of the total number of direct butt joint welds. The Engineer will select the direct butt joints that will compose the sample. Test sample joints in the presence of the Engineer or the Engineer's authorized representative. Submit the test results to the Engineer for review and approval.

If more than 3 butt joints that have been radiographically examined are defective, examine a second random sample of 25 % of the total number of direct butt joint welds. If more than 3 direct butt joints that have been radiographically examined in the second sample are defective, radiographically examine all remaining direct butt joints.

Repair all weld defects in accordance with the requirements of AWS D1.4.

Provide sufficient access to the job site to permit the Engineer or the Engineer's authorized representative to perform any additional inspection or testing.

Notify the Engineer in writing 48 hours prior to performing any radiographic examinations.

Make 2 exposures for each complete joint penetration direct butt joint. For each of the exposures, center the radiation source on each bar to be radiographed. Make the first exposure with the radiation source placed at zero degrees from the top of the weld and perpendicular to the weld root and identify with a station mark of "0". Make the second exposure at 90 degrees to the "0" station mark and identify with a station mark of "90".

Clearly identify each direct butt joint on each radiograph. Establish the radiograph identification and marking system with the Engineer before radiographic inspection begins. Identify film using lead numbers and letters. Do not use etching, flashing or writing to identify film. Legibly mark each piece of film with identification information including, as a minimum, the following information:

i.	Contractor's name

ii.	Date

iii.	Name of nondestructive testing firm

iv.	Initials of radiographer

v.	Weld number

Identify a repaired weld by placing the letter "R" followed by the weld repair number on the radiographic film using lead numbers and letters.

Record the results of all radiographic interpretations on a signed certification. Keep a copy of the certification with the film packet.

3.	Welded Lap Splicing.

a.	General. For welded lap splices in reinforcing bars, use direct lap joint welds conforming to the requirements in AWS D1.4 except as noted below.

Use the joint details and dimensions as shown in Figure 3.4 (A), "Direct Lap Joint with Bars in Contact" of AWS D1.4.

Use electrodes classified as "Nickel-Steel" as referenced in AWS A5.5, A5.28, or A5.29.

Preheat reinforcing bars in accordance with AWS D1.4 for a distance of not less than 6 inches on each side of the joint prior to welding. Protect welding areas from air currents, drafts and precipitation to prevent loss of heat or loss of arc shielding. Submit the method of protection of the welding area to the Engineer for approval.

Submit all AWS required test assemblies to the Engineer.

b.	Qualifications. The operator and procedure qualification tests may be performed simultaneously.

Submit a welding plan to the Engineer for approval containing at least the following items:

(1)	Quality Control personnel qualifications including CWI number.

(2)	Welding Procedure Specifications (WPS).

(3)	Procedure Qualification Records (PQR), when applicable.

(4)	Welder Performance Qualification Records (WPQR).

(5)	Type and extent of Nondestructive Examination (NDE) to be conducted, as required in the specifications.

c.	Testing/Inspection. Perform inspection in accordance with AWS D1.4. Submit the inspection results to the Engineer for review and approval.

4.	Mechanical Butt Splices.

a.	General. Use one of the following types of mechanical butt splices:

(1)	Sleeve-Threaded Mechanical Butt Splices. The sleeve-threaded type of mechanical butt splices consists of a steel splice sleeve with tapered interior threads that joins the reinforcing bars with matching tapered threads. Taper the threads to such a degree that cross threading will not occur during assembly.

Mark each splice sleeve with the heat treatment lot number.

After completion of the assembly, tighten the splice to a torque value recommended by the manufacturer for bars smaller than a No. 8 reinforcing bar and to a torque value of not less than 2400 in-lbs for bars equal to or greater than a No. 8 reinforcing bar.

(2)	Sleeve-Swaged Mechanical Butt Splices. The sleeve-swaged type of mechanical butt splices consists of a seamless steel sleeve applied over the ends of the reinforcing bars and swaged to the bars by means of a hydraulic press.

(3)	Sleeve-Lockshear Bolt Mechanical Butt Splices. The sleeve-lockshear bolt type of mechanical butt splices consists of a seamless steel sleeve, serrated steel strips welded to the inside of the sleeve, center hole with centering pin, and bolts that are tightened until the bolt heads shear off, and the bolt ends are embedded in the reinforcing bars.

(4)	Two-Part Sleeve-Friction Bar Mechanical Butt Splices. The two-part sleeve-friction bar type of mechanical butt splices consists of a shop machined two-part threaded steel sleeve whose ends are friction welded, in the shop, to the reinforcing bars ends.

Engineer's approval of a mechanical butt splice will be based upon manufacturer's technical data, test results, and other necessary proof of satisfactory performance. Resubmit a design for approval if there is any change in the details or materials previously submitted.

Provide a splicing system that when used in accordance with the manufacturer's procedures, except as modified in this section, will develop not less than a minimum tensile strength of 80,000 psi, based on the nominal bar area, and does not exceed a total slip of the reinforcing bars within the splice sleeve, after loading in tension to 29000 psi and relaxing to 2900 psi, of 10 mils for bars smaller than a No. 18 reinforcing bar or 30 mils for No. 18 reinforcing bar. Measure the slip between gage points clear of the splice sleeve.

Conform to the manufacturer's recommendations when splicing, except as modified in this section. Make splices using the manufacturer's standard equipment, jigs, clamps and other required accessories.

Cut square the ends of reinforcing bars to be spliced.

Provide a clear cover of not less than 1-1/2 inches measured from the surface of the concrete to the outside of the splice sleeve. Adjust stirrups, ties and other reinforcement if necessary to provide clear cover.

For epoxy-coated bars, use epoxy-coated mechanical splices or an approved equal.

Submit the following information for each shipment of splice material for review and approval by the Engineer:

(1)	The type or series identification of the splice material.

(2)	The heat treatment lot number for sleeve-threaded type sleeves.

(3)	The bar grade and size number to be spliced by the material.

(4)	A copy of the manufacturer's catalog giving complete data on the splice material and procedure.

(5)	Test results that the splicing system and materials used in accordance with the manufacturer's procedures complies with the minimum tensile strength requirements, the total slip requirements, and other requirements in these specifications.

(6)	A statement that the splice material conforms in all respects to the details and materials of a specific approved design.

b.	Qualifications. Qualify procedures and operators to be used in making splices in reinforcing bars by performing tests on sample splices of the type to be used, before making splices to be used in the work.

Each operator qualification test for mechanical splices consists of 2 sample splices. Each mechanical splice procedure test consists of 2 sample splices.

For sleeve-threaded, sleeve-lockshear bolt and two-part sleeve friction bar mechanical butt splices, make sample splices on the largest reinforcing bar size to be spliced by the procedure or operator being tested, except that No. 14 bars may be substituted for No. 18 bars.

For sleeve-swaged mechanical butt splices, make sample splices on the largest reinforcing bar size of each deformation pattern to be spliced by the procedure or operator being tested.

Each operator qualified for mechanical splicing of reinforcing bars of a given size and mechanical splice type is also considered qualified for all reinforcing bar sizes smaller than those used in making the operator qualification test for that type of mechanical splice.

Perform a separate operator qualification test or procedure test for each mechanical splicing position and procedure that the operator is expected to use on the work.

Mechanical splice procedures and operators may be approved by the Engineer based upon approval of previous tests performed on appropriate sample splices.

Make sample splices at least 3 feet long with the splice at mid-length. Make and test the sample splices in the presence of the Engineer or the Engineer's authorized representative. Test each sample to failure in accordance with ASTM A 370 and Appendix A9, Methods for Testing Steel Reinforcing Bars, of ASTM A 370. Failure is defined as partial or total fracture of the parent bar material, mechanical splice material, or bar-to-splice connection. Submit the test results to the Engineer for review and approval.

c.	Testing/Inspection. When mechanical butt splices are used, perform job control tests using a qualified testing laboratory. A job control test consists of the fabrication, under conditions used to produce the splice, and the physical testing of 6 sample splices for each lot of splices. The Engineer will designate when samples for job control tests are to be fabricated and will determine the limits of the lot represented by each job control test.

A lot of mechanical butt splices is defined as no more than 150 of the same type of mechanical butt splices used for each combination of bar size and bar deformation pattern that is used in the work.

A sample splice consists of a splice made to connect two 30-inch, or longer, bars using the same splice materials, position, location and equipment, and following the same procedures as are being used to make splices in the work. Shorter sample splice bars may be used if approved by the Engineer.

Make and test the sample splices in the presence of the Engineer or the Engineer's authorized representative.

Identify sample splices with weatherproof markings prior to shipment to the testing laboratory.

For sleeve-threaded mechanical butt splices, fabricate the reinforcing bars to be used for job control tests on a random basis during the cutting of threads on the reinforcing bars of each lot and ship to the job site with the material they represent.

Test each sample to failure in accordance with ASTM A 370 and Appendix A9, Methods for Testing Steel Reinforcing Bars, of ASTM A 370. Failure is defined as partial or total fracture of the parent bar material, mechanical splice material, or bar-to-splice connection. Submit the test results to the Engineer for review and approval.

Should the average of the test results for the 6 sample splices or should more than 1 sample splice in any job control test fail to meet the requirements, all splices in the lot represented by that test will be rejected. Replace rejected bar splices at no additional cost to the Department and no adjustment in contract time.

5.	Mechanical Lap Splices.

a.	General. Engineer's approval of a mechanical lap splice will be based upon manufacturer's technical data, test results, and other necessary proof of satisfactory performance. Resubmit a design for approval if there is any change in the details or materials previously submitted.

Provide a splicing system that when used in accordance with the manufacturer's procedures, except as modified in this section, will develop not less than a minimum tensile strength of 75,000 psi, based on the nominal bar area.

Conform to the manufacturer's recommendations when splicing, except as modified in this section. Make splices using the manufacturer's standard equipment, jigs, clamps and other required accessories.

Provide a clear cover of not less than 1-1/2 inches measured from the surface of the concrete to the outside of the splice sleeve. Adjust stirrups, ties and other reinforcement if necessary to provide clear cover.

For epoxy-coated bars, use epoxy-coated mechanical splices or an approved equal.

Submit the following information for each shipment of splice material for review and approval by the Engineer:

(1)	The type or series identification of the splice material.

(2)	The heat treatment lot number for sleeve-threaded type sleeves.

(3)	The bar grade and size number to be spliced by the material.

(4)	A copy of the manufacturer's catalog giving complete data on the splice material and procedure.

(5)	Test results that the splicing system and materials used in accordance with the manufacturer's procedures complies with the minimum tensile strength requirements and other requirements in these specifications.

(6)	A statement that the splice material conforms in all respects to the details and materials of a specific approved design.

b.	Qualifications. Qualify procedures and operators to be used in making splices in reinforcing bars by performing tests on sample splices of the type to be used, before making splices to be used in the work.

Each operator qualification test for mechanical splices consists of 2 sample splices. Each mechanical splice procedure test consists of 2 sample splices.

Each operator qualified for mechanical splicing of reinforcing bars of a given size and mechanical splice type is also considered qualified for all reinforcing bar sizes smaller than those used in making the operator qualification test for that type of mechanical splice.

Perform a separate operator qualification test or procedure test for each mechanical splicing position and procedure that the operator is expected to use on the work.

Mechanical splice procedures and operators may be approved by the Engineer based upon approval of previous tests performed on appropriate sample splices.

Make sample splices at least 3 feet long with the splice at mid-length. Make and test the sample splices in the presence of the Engineer or the Engineer's authorized representative. Test each sample to failure in accordance with ASTM A 370 and Appendix A9, Methods for Testing Steel Reinforcing Bars, of ASTM A 370. Failure is defined as partial or total fracture of the parent bar material, mechanical splice material, or bar-to-splice connection. Submit the test results to the Engineer for review and approval.

c.	Testing/Inspection. When mechanical splices are used, perform job control tests using a qualified testing laboratory. A job control test consists of the fabrication, under conditions used to produce the splice, and the physical testing of 6 sample splices for each lot of splices. The Engineer will designate when samples for job control tests are to be fabricated and will determine the limits of the lot represented by each job control test.

A lot of mechanical lap splices is defined as no more than 150 of the same type of mechanical butt splices used for each combination of bar size and bar deformation pattern that is used in the work.

A sample splice consists of a splice made to connect two 30-inch, or longer, bars using the same splice materials, position, location and equipment, and following the same procedures as are being used to make splices in the work. Shorter sample splice bars may be used if approved by the Engineer.

Make and test the sample splices in the presence of the Engineer or the Engineer's authorized representative.

Identify sample splices with weatherproof markings prior to shipment to the testing laboratory.

Test each sample to failure in accordance with ASTM A 370 and Appendix A9, Methods for Testing Steel Reinforcing Bars, of ASTM A 370. Failure is defined as partial or total fracture of the parent bar material, mechanical splice material, or bar-to-splice connection. Submit the test results to the Engineer for review and approval.

Should the average of the test results for the 6 sample splices or should more than 1 sample splice in any job control test fail to meet the requirements, all splices in the lot represented by that test will be rejected. Replace rejected bar splices at no additional cost to the Department and no adjustment in contract time.

503-3.06 HEADED BAR REINFORCEMENT. Headed bar reinforcement consists of deformed steel reinforcing bars in cut lengths with a head attached to one or both ends. Attachment can be accomplished through welding or forging of heads onto the bar ends, by internal threads in the head mating to threads on the bar end or by a separate threaded nut to secure the head to the bar. Heads are forge formed, machined from bar stock, or cut from plate.

For epoxy-coated reinforcing steel, coat headed bar reinforcement after fabrication. Prior to epoxy-coating, remove sharp edges and burrs by rounding the edge of the bar head, and remove weld flash from the bar heads that would prevent proper coating of the headed bar. Do not use thread type headed bar reinforcement with epoxy-coated reinforcing steel.

Perform inspection and test prior to, during, and after manufacturing headed bar reinforcement and as necessary to ensure that the material and workmanship conform to the requirements of the Contract.

When headed bar reinforcement is used, perform production control tests using a qualified testing laboratory. A production control test consists of the fabrication, under conditions used to produce the head, and the physical testing of 3 sample heads for each lot of heads.

A production lot of headed bar reinforcement is defined as no more than 150 splices of the same bar size, with heads of the same size and type, and manufactured by the same method, produced from bar material of a single heat number and head material of a single heat number. If 1 reinforcing bar has a head on both ends, it will be counted as 2 reinforcing bars for the purposes of establishing and testing production lots. Start a new production lot if the heat number of either the bar material of the head material changes before the maximum production lot size is reached.

Test each sample to failure in accordance with ASTM A 370. Failure is defined as partial or total fracture of the parent bar material or the head, or head-to-bar connection. Submit the test results to the Engineer for review and approval.

Should the results of 1 test made on any of the 3 samples fail to meet ASTM A370, perform 1 retest on 1 additional sample from the same production lot. If the additional test specimen or if more than 1 of the original test specimens fail to meet ASTM A370, all headed reinforcement bars in the production lot represented by that test will be rejected. Replace rejected bars at no additional cost to the Department and no adjustment in contract time.

503-3.07 PLACEMENT TOLERANCES. When placing reinforcing steel, do not reduce the total number of bars specified. Place reinforcing steel within the following tolerances:

1.	Clear Cover: +1/4 inch, -3/8 inch. Do not reduce the clear cover to less than 1 inch.

2.	Spacing of Reinforcement: ± One-quarter of the specified spacing, but not to exceed 1 inch.

3.	Spacing for Bundled Reinforcement: Provide at least 1 inch or 2 times the individual nominal bar diameter between bundles, whichever is greater.

4.	Embedment Length and Length of Lap Splices: -1 inch for No. 3 through No. 11 bars, -2 inches for No. 14 and No. 18 (embedment only).

503-4.01 METHOD OF MEASUREMENT. See Section 109.

503-5.01 BASIS OF PAYMENT. Reinforcing steel will be paid for at the Contract lump sum price. The lump sum price is full compensation for furnishing, fabricating, placing, splicing, heading and testing reinforcing steel as indicated in the Contract. Increase in weight of reinforcing due to splices, heads, and additional support bars will not be paid for. All materials, equipment and labor required to install reinforcement will be paid for under the Contract lump sum price.

Payment for reinforcing steel used in precast or precast prestressed concrete structural members is included in the Contract price for the precast members, as provided for Section 501.

Payment for reinforcing steel used in minor structures is subsidiary to the structure.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 503(1) Reinforcing Steel | Lump Sum |
| 503(2) Epoxy-Coated Reinforcing Steel | Lump Sum |

# SECTION 504

STEEL STRUCTURES

Standard Modification

504-3.01 FABRICATION.   Delete subsection 8 in its entirety and replace with the following:

8.	Welding.  Perform welding and Nondestructive Examination (NDE) as specified or shown on the Plans.  Conform to the ANSI/AASHTO/AWS Bridge Welding Code D1.5 when welding new steel bridge girders, beams and stringers.  Conform to the Structural Welding Code AWS D1.1 when welding all other steel structures.

At least 30 days before welding, submit for approval a welding plan that has been signed and stamped by a Certified Welding Inspector (CWI) responsible for Quality Control (QC) and consisting of the following documents:

- Quality Control personnel qualifications listing CWI number;

- Welding Procedure Specifications (WPS) using forms in AWS D1.1, Sample Welding Forms;

- Procedure Qualification Records (PQR) when applicable, using forms in AWS D1.1, Sample Welding Forms;

- Welder Performance Qualification Records (WPQR) using forms in AWS D1.1, Sample Welding Forms with the documentation of current welder certification;

- Sample daily inspection sheet; and

- Type and extent of NDE to be conducted, as required in the specifications.

Perform Quality Control inspection necessary to ensure the materials and workmanship meet the requirements of the contract documents.  Use a CWI for welding inspection.

Correct deficiencies in materials and workmanship revealed by Quality Control and Quality Assurance inspections without additional compensation.

Furnish completed Quality Control inspection documents to the Engineer and to the Quality Assurance representative designated by the State (when designated).

Meet Charpy V-notch impact test requirements as shown on the Plans and according to Sections 715 and 716; except that the impact energy values for filler metals must not be less than that of the base metals to be joined, when tested at the same temperature as the base metal.   E39(01/27/07)

Special Provisions

504-5.01 BASIS OF PAYMENT. Add the following: Welding and fabrication inspection is subsidiary.

SECTION 505

PILING

Special Provisions

- 505-1.01 DESCRIPTION.  Delete the second paragraph and substitute the following:

Furnish piles of sufficient length to be driven to the estimated pile tip elevation and the required ultimate bearing capacity as shown on the plans.

- 505-3.03 PILE BEARING VALUES.   Delete this section in its entirety and substitute the following:  The Engineer using a wave equation analysis will determine the pile driving criteria. The wave equation program will be the “GRLWEAP” program using the GRLWEAP industry standard input data in addition to the Contractor furnished hammer information.

505-3.05 MINIMUM PENETRATION.   Change “minimum desirable” to “estimated”.

505-3.09 DRIVING PILES.   Delete the first and second paragraph and add the following:  Pile driving equipment (hammer) used by the contractor shall be subject to the approval of the Engineer. All pile driving systems shall be equipped with an appropriate thickness of hammer cushion to prevent damage to the hammer or pile and to insure uniform driving performance.  The hammer cushion shall be inspected in the presence of the Engineer prior to beginning pile driving and after each 50 hours of pile driving on this project.

The pile driving equipment (hammer) shall be sized such that the piles can be driven to the required ultimate bearing capacity, without damage to the piles and have compressive driving stresses as indicated by the wave equation analysis not exceeding 90 percent of the pile yield stress. Approval of the pile driving equipment will be based on a wave equation analysis and properly operating pile driving equipment (hammer).

Approval of a pile hammer shall not relieve the Contractor of responsibility for piles damaged from misalignment of the leads, failure of cap block or cushion materials, failures of splices, malfunctioning of the pile hammer or other improper construction methods.

At least thirty (30) calendar days prior to driving the first service pile, the Contractor shall submit pile driving equipment information on the "Pile Driving Equipment Data Form". The Pile Driving Equipment Data Form will be provided by the Engineer.

The contractor shall use the approved driving system to install the piles.  No variations in the driving system will be permitted without the Engineer's written approval.  Any change in the driving system will only be considered after the Contractor has submitted a revised Pile Driving Equipment Data Form for a revised wave equation analysis by the Engineer, and the analysis indicates an acceptable result.  The Contractor will be notified of the acceptance or rejection of the revised driving system within 14 calendar days of the Engineer's receipt of the requested change.  The time required for submission, review and approval of a revised driving system shall not constitute the basis for a contract time extension.

Delete the sixth paragraph on page 166 and add the following:

For each pile to be driven, provide pre bored holes down to an elevation which is ten (10) feet above the specified estimated pile tip elevation as shown on the contract plans.  Complete all pre bored holes at each abutment foundation, install all the piles to the bottom of the pre bore hole, then the piles will be driven for the final drive from the bottom of the pre bored hole to the estimated tip elevation.  Be sure to start final drive in the center of the group and proceed outward in either direction.  Upon completion of the final drive, the piles shall conform to the tolerance requirements as specified in the fourth paragraph of Section 505-3.09 on page 165 of the Standard Specifications.

The finished pre bored hole shall have a diameter equal to the diagonal of the H Piles to be used on this project.  The pre bore hole shall be adequate to permit driving but undersized enough so the pile will be supported against lateral movement.  Maintain a stable open pre bored hole until the pile has been installed and advanced to the bottom of the pre bored hole.  Control sloughing, caving, or unstable soil layers by using temporary casing.  Material resulting from drilling the pre bore holes shall be disposed of as approved by the Engineer.

Backfill all voids remaining after the final drive with Selected Material, Type A having a maximum particle size of 3-inches or less.

Remove or clear boulders, cobbles or other obstructions.  Provide equipment necessary to clear these obstructions.  The removal of obstructions that require this special equipment will paid for as Special Pile Excavation.

Add the following:

Prefabricated pile points shall be carbon steel casting conforming to the requirements of ASTM A 27 Grade 65-35, ASTM A 148 Grade 90-60 and shall be heat treated.

If difficult pre bore or pile driving conditions result in refusal due to rocks, cobbles, boulders or other subsurface obstructions above the bottom of the pre bore hole or the estimated pile tip elevation, the work involved in the investigation and removal of such obstructions, when required by the Engineer, will be classified as Special Pile Excavation.

Pile refusal is defined as the condition reached during pile driving which results in a pile being driven by an impact hammer having a negligible rate of penetration per blow (such as when a pile tip reaches an impenetrable layer such as rock), when the hammer blow is no longer sufficient to advance the pile, and a bearing value of at least 175 percent of the required bearing as determined by the Wave Equation analysis.

505-4.01 METHOD OF MEASUREMENT.

Furnish Piles  Add the following:  The Contractor will at their own expense, increase the specified pile lengths to provide for fresh heading and for such additional pile lengths as may be necessary to suit their method of operation.

Add the following:

Special Pile Excavation.  Investigation and removal of unusual obstructions causing pile refusal above the specified estimated pile tip elevations, when required by the Engineer, shall be classified as Special Pile Excavation.  This work will be measured on a time and materials basis in accordance with Section 109, Paragraph 1.05 of the Standard Specifications.

Splices.   Splices measured for payment will be only those splices required to drive the piles deeper than fifteen (15) feet below the estimated pile tip elevations shown on the plans.  No more than one splice shall be measured per such pile.

Pre Bore.   The number of Pre Bore holes completed as required in the bid schedule.

505-5.01 BASIS OF PAYMENT.  Add the following:

Pre Bore.   This item includes equipment, labor, and materials required for boring of pre bore holes, disposal of excavated material, backfill of any void space, installation and removal of temporary casings.

| Pay Item | Pay Unit |
| --- | --- |
| 505(12) Pile Splice | Contingent Sum |
| 505(13) Special Pile Excavation | Contingent Sum |
| 505(14) Pre Bore | Each |

Replace Section 507 with the following:

SECTION 507

BRIDGE RAILING

Special Provisions

507-1.01 DESCRIPTION. Construct concrete, timber, or steel bridge railing, pedestrian railing and safety railing as shown on the Plans. Furnish and install bridge number plates as shown on the Plans.

507-2.01 MATERIALS. Use materials that conform to the following:

Steel Railing	Section 722

Timber Railing	Section 506

Concrete	Section 501

Epoxy-Coated Reinforcing Bars	Section 709

Grout	Section 701

Cable	Use ¼ inch galvanized wire rope with a minimum breaking force of 7,000 pounds.

507-3.01 CONSTRUCTION REQUIREMENTS.

1.	General. Construct railing to the line and grade shown on the Plans. Ensure that the rail does not reflect any unevenness of the bridge structure. Set rail posts plumb. Place railing after all falsework is removed and the span is self-supporting. Do not paint bridge railing.

Furnish and install concrete curbing, associated reinforcing steel, and the approach rail transition bracket for steel bridge railing.

2.	Steel. Erect steel railing in conformance with Section 504, except do not use load indicating washers.  Weld in conformance with Section 504. Complete welding before galvanizing the railing.

3.	Timber. Fabricate and install timber railing in conformance with Section 506.

4.	Concrete. Construct concrete railing to meet applicable requirements of Sections 501 and 503. Base concrete mix design on Class A, except use a minimum 28-day compressive strength of 3000 psi. Apply a rubbed finish to exposed surfaces of concrete.

507-4.01 METHOD OF MEASUREMENT. Section 109.

507-5.01 BASIS OF PAYMENT. The contract price includes all rail elements, rail posts, brackets, spacers, fastenings and anchors required to attach the railing to the structure; concrete and associated reinforcing steel included or partially contained within the limits of the concrete rail section or within the limits of the concrete curb for the steel bridge rail section; and bridge number plates.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 507(1) Steel Bridge Railing | Linear Foot |

SECTION 512

FORMS AND FALSEWORK

Standard Modification

512-3.01 Drawings. Delete Item 5 and replace with:

5.	Provide design calculations and working drawings for proposed bridge falsework.  Show the stresses and deflections in load supporting members in the falsework design calculations. Use a person proficient in falsework design to perform the work. The design calculations and working drawings must be stamped with the seal of, dated by, and signed by a Professional Engineer registered in the State of Alaska.   E51(05/01/07)

SECTION 603

CULVERTS AND STORM DRAINS

# Special Provisions

603-1.01 DESCRIPTION.  Add the following:  This work shall also consist of installing culvert marker posts.

603-2.01 MATERIALS.  Delete the second paragraph and substitute the following:  When Item 603(17-xx), Pipe, is listed in the bid schedule, furnish either Corrugated Steel Pipe (CSP) or Reinforced Concrete Pipe.  Corrugated Polyethylene Pipe is not allowed.  End Sections for Metal Pipe must be of the same material as the pipe.

Add the following:  Culvert marker posts shall meet the requirements of subsection 730-2.05, Flexible Delineator Posts.  The color shall be blue with no other markings.  The 2.5-inch by 6 foot post shall be rectangular in cross section with reinforcing ribs capable of a minimum bending radius of 9 inches.

603-3.01 GENERAL. Add the following:  Excavation, bedding, backfill and density for culverts outside the roadbed may be visually inspected and approved by the Engineer.

Add the following subsection:

603-3.06 CULVERT MARKER POSTS.  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  Forty two inches of post shall remain above the ground after driving.

603-4.01 METHOD OF MEASUREMENT.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01 BASIS OF PAYMENT.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items.  (08/27/03)R42USC

SECTION 606

GUARDRAIL

Special Provisions

606-2.01 MATERIALS.  Delete “Flexible Markers” in its entirety and substitute the following:

Flexible Markers.  Use flexible markers with an over all length of 72 inches.  The marker shaft shall have a coil spring at the bottom and a flag at the top.  The shaft and spring shall be one piece and made from galvanized spring steel.  The flexible marker shall have an orange HDPE flag which provides approximately 20 square inches of surface area.  Use stainless or galvanized steel attaching hardware.  The following is an example of an acceptable flexible marker:

Model:	FF2

Manufacturer:	Nordic Fiberglass, Inc.

P.O. Box 27

Highway 75 South

Warren, MN 56762

Phone:	(218) 745-5095

Fax:	(218) 745-4990

E-mail:	www.nordicfiberglass.com

If using another brand, submit specifications to the Engineer for approval prior to ordering the markers.

606-3.01 GENERAL.  Replace the second sentence of the first paragraph with the following:  Conform to these Specifications and the Standard Drawings with the following exception.  Modify Standard Drawing G-20.10 to only allow an offset of 1.5 feet for the ET-2000.  (05/12/04)R266

606-3.02 POSTS.  Delete the first two numbered items in this subsection and substitute the following:

1.	Exclusive of end treatments, use one type of post in each run of guardrail.

606-3.06 REMOVAL AND RECONSTRUCTION OF GUARDRAIL.  Add the following:  Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 14 calendar days after removal.

Guardrail located within 50 feet of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed.

606-3.07 REMOVAL AND DISPOSAL OF EXISTING GUARDRAIL.  Delete the last sentence and substitute the following:  Notify the Engineer a minimum of 5 days before removing guardrail for disposal.  The Engineer will notify ADOT&PF M&O (907-338-1466) and have an M&O representative physically identify portions of guardrail to be salvaged.  Deliver guardrail and associated hardware designated to be salvaged to the ADOT&PF Maintenance & Operations yard located at Girdwood Maintenance Station.  Remaining items removed becomes the Contractor’s property.  (06/12/03)R259M98

Add the following subsections:

606-3.09 FLEXIBLE MARKERS.  For each slotted rail terminal, a flexible marker shall be attached to the extreme piece of rail.  The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer.

606-3.10 LENGTH OF NEED VERIFICATION.  After shaping the slopes and staking the proposed guardrail locations, notify the Engineer to field verify the beginning and ends.  The Engineer will approve the staked location of the guardrail before installation.  The Engineer may determine additional guardrail is necessary and the Contractor shall comply without delay.  (4/06/06)R45aUSC

606-5.01 BASIS OF PAYMENT.  Add the following: Guardrail end treatment widening area, if needed is considered incidental to and a subsidiary cost of 606(11) Extruder Terminal, as shown in the Plans or as directed by the Engineer.

SECTION 608

SIDEWALKS

Special Provisions

Add the following subsection:

608-3.04 DETECTABLE WARNINGS.  Construct detectable warnings according to the details and the locations shown on the Plans. Install tile so there are no vertical changes in grade exceeding 0.25 inch or horizontal gaps exceeding 0.5 inch. Align pattern on a square grid in the predominant direction of travel. Detectable warnings are made of composite materials, safety yellow color, slip resistant, with truncated dome pattern.

When detectable warnings are required for uncurbed asphalt path to roadway intersections, install Top Mark or approved equal heat activated glue down 12” x 24” panels according to the manufactures instructions full width of the path.

Detectable warnings shall be manufactured and installed according to the Americans with Disabilities Act Accessible Guideline.

608-4.01 METHOD OF MEASUREMENT.  Add the following:

Detectable Warning Tiles. By each installation, complete in place.

608-5.01 BASIS OF PAYMENT.  Add the following:

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 608(10) Detectable Warning Tiles | Each |

* THIS PAGE INTENTIONALLY LEFT BLANK*

SECTION 611

RIPRAP

Special Provisions

611-3.01 CONSTRUCTION REQUIREMENTS.   Add the following to the second paragraph:  Preserve California Creek streambed material excavated from within the limits of ordinary high water and to a depth of two feet for reuse. Use this material as backfill above the riprap and within two feet of finish grade to re-establish the natural stream channel with natural streambed material.

611-5.01 BASIS OF PAYMENT.  Add the following: The work required to place Selected Material, Type A into the riprap voids as detailed on the Plans, will not be paid for directly, but will be subsidiary to the Riprap pay item.

* TEXT DELETED *

Excavation, preservation and placement of the existing streambed material will not be paid for directly, but will be subsidiary to the Riprap pay item.

SECTION 615

STANDARD SIGNS

Standard Modification

615-2.01 MATERIALS.  Delete the first paragraph of Item 2, including subitems a., b., and c. and replace with:

2.	Sign Fabrication.  Use Type IV reflective sheeting (for lettering, symbols, borders, and background) on sheet aluminum panels for signs except the following:

a.	Orange Background Signs:  Use either Type II or Type III orange reflective sheeting or use Type VII or Type IX fluorescent orange reflective sheeting.  For temporary installations place reflective sheeting on sheet aluminum, plastic, or plywood panels.

Roll Up Signs: Use 3M series RS 24, Reflexite Marathon Orange, or approved equal (based on durability and reflectivity, as determined by the Engineer).  Use flexible signs with fluorescent reflective sheeting that is Type VI or better.  E41(01/27/07)

b.	Railroad Crossbucks and Vertical Crossbuck Supports: Use white Type VIII or Type IX reflective sheeting for background of sign and strips.

- Non-Illuminated Overhead Signs with White Legends on Green Backgrounds:  Use Type IX reflective sheeting for legends and background.  Create the legend in one of the following ways:

(1)	Cut border and legend from white Type IX reflective sheeting and adhere to a green Type IX background, or

(2)	Cut stencil of border and legend out of green transparent acrylic film and use transparent adhesive to overlay the film on a white Type IX reflective background.

d.	Fluorescent Yellow-Green School Area Signs:  Use Type VIII or Type IX reflective sheeting for background.

Add the following:  Reflective Sheeting Warranty.  Supply manufacturer’s warranty for reflective sheeting, including retention of fluorescent yellow-green (measured according to ASTM E 2301) for ten years according to the following criteria:

Minimum Fluorescent Luminance Factor 	YF: 20%

Minimum Total Luminance Factor		YT: 35%

The warranty shall stipulate that: If the sheeting fails to meet the minimum fluorescence values within the first 7 years from the date of fabrication, the manufacturer shall, at the manufacturer’s expense, restore the sign surface to its original effectiveness.  If the reflective sheeting fails to meet the minimum fluorescence values within the 8th through the 10th year from the date of fabrication, the manufacturer shall, at the manufacturer’s expense, provide enough new replacement sign sheeting to the Department to restore the sign surface to its original effectiveness.  E26(1/1/06)

Special Provisions

615-3.01  CONSTRUCTION REQUIRMENTS.  Add the following to item 7: The sign panels, posts and hardware shall be delivered to the State Maintenance Yard located in Girdwood.  Notify the maintenance foreman one week before your planned delivery date.

615 3.02 SIGN PLACEMENT AND INSTALLATION.  Add the following:  Do not remove existing signs without authorization from the Engineer.

# SECTION 618

# SEEDING

# Special Provisions

618-1.01 DESCRIPTION.  Add the following:  Seed new or disturbed slopes and other areas directed by the Engineer.  Apply seed, mulch, fertilizer, and water.  Provide a living ground cover on slopes as soon as possible.

618-2.01 MATERIALS.  Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

Standard Modification

618-3.01 SOIL PREPARATION.  Delete the fourth paragraph and replace with the following:  Roughen the surface to be seeded by grooving the soil in a uniform pattern that is perpendicular to the fall of the slope.  Use one or more of the following grooving methods prior to the application of seed:

- Manual raking with landscaping rakes;

- Mechanical track walking with track equipment; or

- Mechanical raking with a scarifying slope board.  Form one inch wide grooves spaced no more than six inches apart.

Rounding the top and bottom of slopes to facilitate tracking or raking and to create a pleasant appearance is acceptable, but disrupting drainage flow lines is not.

618-3.02 SEEDING SEASONS.  Add the following:  Seed disturbed areas that require seeding within 14 days of the permanent cessation of ground disturbing activities in that area.

Seed as soon as the snow is gone in the spring and before September 15, or obtain written approval from the Engineer to seed at a different date.

618-3.03 APPLICATION.  Delete the first three sentences and replace with:  Apply seed mix, fertilizer, and mulch (if required) at the rate specified in the Special Provisions.  If no seed mix, seed mix application rate, or fertilizer rate are specified in the special provisions, use the recommendations of the Alaska Department of Natural Resources (ADNR) and the Revegetation Manual for Alaska.

Do not seed areas of bedrock, plant beds, and areas indicated on the plans as “no seeding”.

Water and fertilizer required for application are subsidiary to the Seeding bid item.

Special Provision

618-3.03 APPLICATION.  Add the following:  Apply seed, mulch, and fertilizer as follows per thousand square feet (MSF). Apply seed, mulch and fertilizer in one application if using the hydraulic method.

| Component | Ingredients | Application Rate (per MSF) |
| --- | --- | --- |
| Seed | Slender Wheatgrass (Wainwright) Red Fescue (Arctared) Annual Ryegrass (Lolium) | 0.50 lbs. 0.40 lbs. 0.10 lbs. Total = 1.00 lbs |
| Soil Stabilizer Slope ≤ 3:1 Slope >3:1 | Mulch Mulch with tackifier | 46 lbs. 45-58 lbs. |
| Fertilizer | 20-20-10 | 12.0 lbs. |

Do not remove the required tags from the seed bags.

Upon the Engineer’s approval, Nortran Tufted Hairgrass may be used as a substitute for Slender Wheatgrass (Wainwright) if Slender Wheatgrass (Wainwright) is commercially unavailable.  If this substitution is made, apply at the same application rate.

(01/27/07)R52USC

Standard Modifications

Delete subsection 618-3.04 in its entirety, and add the following new subsections:

618-3.04 MAINTENANCE AND WATERING.  Protect seeded areas against traffic by approved warning signs or barricades. Repair surfaces gullied or otherwise damaged following seeding.  Maintain seeded areas in a satisfactory condition until final acceptance of work.

Water and maintain seeded areas.  Water applied by this subsection is a paid Contract item.  If, in the opinion of the Engineer, too much water is being applied, reduce amount of water as directed.

Reseed areas not showing evidence of satisfactory growth within 3 weeks of seeding.  Bare patches of soil more than 10 square feet in area must be reseeded.  Erosion gullies over 4 inches deep must be filled and reseeded.  Fill the entire erosion gully to surrounding grade, even the portions less than 4 inches deep.

Contact ADNR for advice or corrective measures, when seeded areas are not showing evidence of satisfactory growth.  The Contractor is responsible for retracking, reseeding, refertilizing and remulching areas that do not show satisfactory growth, and those actions are subsidiary.

618-3.05 ACCEPTANCE.  During final inspection the Engineer will perform a visual inspection of seeding to determine final stabilization.  During the visual inspection each station and each side of the road will be considered a separate area.  The Engineer will accept seeding that has become a vegetative matt with 70% cover density in the inspection area.

Reseed areas that are not acceptable to the Engineer.

618-3.06 PERIOD OF ESTABLISHMENT.  Establishment periods extend for one complete growing season following acceptable seeding.  Employ possible means to preserve the new vegetative matt in a healthy and vigorous condition to ensure successful establishment.  Reseed areas that do not meet the specifications.  Watering and reseeding after the final inspection are subsidiary.

The Engineer may, but is not required to, determine the Project is complete except for the period of establishment, and issue a letter of final acceptance.  After final acceptance, work or materials due under this subsection during any remaining period of establishment are considered warranty obligations that continue to be due following final acceptance in accordance with subsection 105-1.16.

618-4.01 METHOD OF MEASUREMENT.

After Seeding by the Pound, delete text and replace with:  By the weight of dry seed acceptably seeded and maintained.

618-5.01 BASIS OF PAYMENT.  Delete paragraphs beginning: “Seeding by the Acre” and “Seeding by the Pound” and replace with:

Seeding by the Acre.  Payment is for established vegetative matt.  Soil preparation, fertilizer, and water required for hydraulic method are subsidiary.

Seeding by the Pound.  Payment is for established vegetative matt.  Soil preparation, fertilizer, and water required for hydraulic method are subsidiary.

Add new pay description:

Water for Seeding. Water applied for growth of vegetative matt.  Water for hydraulic seeding, fertilizing or mulching is subsidiary.  Water after project completion is subsidiary.

E42(01/27/07)

SECTION 619

SOIL STABILIZATION

Special Provisions

619-1.01 DESCRIPTION.  Add the following: This work shall include Fiber Rolls.

619-2.01 MATERIALS.  Add the following:  Fiber rolls shall be tube-shaped erosion control devices filled with straw, flax, rice, coconut fiber material, or composted material.  They shall be wrapped with UV-degradable polypropylene netting or 100 percent biodegradable material like burlap, jute or coir.  Staking shall be made of 100 percent biodegradable materials.

Design Requirements:

- 1.	Any plant seeds contained within the fiber roll must be for species native to the project area, as approved by the Plant Materials Center in Palmer (745-4469).

- 2.	The fiber rolls shall be free of State of Alaska prohibited and restricted noxious weeds.

3.	The fiber rolls shall be left in place as a permanent stabilization measure.

619-3.02 APPLICATION.  Add the following:  The Contractor shall submit the proposed type of fiber rolls for the Engineer’s review.  Submit complete working drawings in accordance with the provisions in subsection 105-1.02.   The working drawings shall contain all information required for the proper construction of the Fiber Rolls.  In addition, the following shall be included:

1.	Plan and cross section drawing.

2.	Installation instructions.

3.	Manufacturer’s specifications.

619-4.01 METHOD OF MEASUREMENT.  Add the following:  Fiber Rolls will be measured by the linear foot, complete in place.

619-5.01 BASIS OF PAYMENT.  Add the following:  No separate payment will be made for submitting working drawings.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 619(5) Fiber Rolls | Linear Foot |

SECTION 620

TOPSOIL

# Special Provisions

620-3.01 PLACING. Add the following:  Prepare slopes for seed by "walking" a dozer transversely up and down the slopes, or by grading with a scarifying slope board, as determined by the Engineer.  The resultant indentations shall be perpendicular to the fall of the slope.  Complete slope preparation as soon as topsoil is placed on the slopes. Rounding the top and bottom of the slopes is acceptable to facilitate tracking and to create a pleasing appearance, but do not disrupt drainage flow lines.

620-4.01 METHOD OF MEASUREMENT.  Add the following:  Measurement will be by the square yard regardless of the thickness.  Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1), Topsoil.  (11/06/02)R53USC02

620-5.01 BASIS OF PAYMENT.  Add the following:  No additional payment will be made for the work required to prepare topsoil.  Topsoil will not be paid for until track-walking is complete.

SECTION 626

SANITARY SEWER SYSTEM

# Special Provisions

626-1.01 DESCRIPTION.  Delete the second sentence and substitute the following:  This work includes constructing steel casing pipe to accommodate a future sanitary sewer carrier pipe. This Section refers to conduit and casing used for sanitary sewers as “sewer conduit.”

626-2.01 MATERIALS.  Add the following:

Steel Casing Pipe			Subsection 716-2.06

626-3.01 CONSTRUCTION REQUIREMENTS.  Add the following: Join steel casing pipe segments with continuous field-welded butt joints in accordance with Subsection 504-3.01.8.  Cap both ends as detailed on the plans.

Provide GPS coordinates of the steel casing pipe ends and the marker posts within one (1) foot accuracy in NAD83 Stateplane, Zone 4 referencing the current CORS datum.

Contact AWWU’s representative, Lynda Barber-Wiltse, P.E., in writing a minimum of five (5) days in advance of construction activities.  AWWU’s representative must be present during all portions of the installation and welding.  Provide the Engineer a copy of the written notice.

626-3.02 TESTING.  Add the following:  For the steel casing pipe, test for alignment and grade only.

Add the following subsection:

626-3.03 AS-BUILT PLANS. A complete and accurately dimensioned record of all deviations, deletions, additions and alterations from and to the contract Plans and Specifications shall be maintained by the Contractor to indicate the work as actually installed. This as-built information shall be recorded on a clean set of blueline plans dedicated solely to keeping of this as-built information and on the applicable pages of the specifications with supplementary notes. This record set of plans and specifications shall be kept by the Contractor showing record conditions of all conduit and appurtenances installed. Conduit and appurtenances shall be referenced by stationing, showing design line and grade, and as-built line and grade.

626-4.01 METHOD OF MEASUREMENT. Add the following: Steel Casing will not be measured for payment.

As-built plans will not be measured for payment.

626-5.01 BASIS OF PAYMENT.  Add the following: Bedding material for steel casing is subsidiary.

As-built plans are subsidiary.

Payment will be made under:

| ## Pay Item | ## Pay Unit |
| --- | --- |
| 626(3) 24-inch Steel Casing, ½” thick | Lump Sum |

Delete this Section in its entirety and substitute the following:

SECTION 639

DRIVEWAYS

# Special Provisions

639-1.01 DESCRIPTION.  Construct approaches, residential or commercial driveways at the locations shown in the Plans.

639-2.01 MATERIALS.  Use materials that conform to the standards for the main roadway.

639-3.01 CONSTRUCTION.  Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT.  By the number of driveways and approaches constructed as shown on the Plans or as directed.  Pavement removal and excavation required beyond the limits of the adjacent mainline will be subsidiary.

639-5.01 BASIS OF PAYMENT.  At the contract unit price shown in the bid schedule.  The contract unit price for driveways and approaches shall be full compensation for furnishing equipment and labor necessary to complete the work as specified.

Materials required to construct driveways and approaches will be paid for separately under the respective items listed in the bid schedule.

Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 items.  (05/09/02)R58M98

Payment will be made under:

| ## Pay Item | ## Pay Unit |
| --- | --- |
| 639(1) Residence Driveway | Each |
| 639 (2) Commercial Driveway | Each |

Delete Section 641 in its entirety and substitute the following:

# SECTION 641

EROSION, SEDIMENT, AND POLLUTION CONTROL

Special Provisions

641-1.01 DESCRIPTION.  Plan, provide, inspect, and maintain control of erosion, sedimentation, water pollution, and hazardous materials contamination.

641-1.02 DEFINITIONS.

1.	BMP (Best Management Practices). A wide range of project management practices, schedules, activities, or prohibition of practices, that when used alone or in combination, prevent or reduce erosion, sedimentation, and/or pollution of adjacent water bodies and wetlands. BMP include temporary or permanent structural and non-structural devices and practices. Common BMP can be found on the EPA website: National Menu of Storm Water Best Management Practices.  [www.epa.gov/npdes/stormwater/menuofbmps]

2.	ESCP (Erosion and Sediment Control Plan). The ESCP is a project-specific document that illustrates measures to control erosion and sediment problems on a project.  The ESCP normally consists of a general narrative and a map or site plan.  It is developed by the Department and included in the project plans and specifications.  It serves as a resource for bid estimation and a framework from which the Contractor develops the project SWPPP.

3.	Final Stabilization.  A point in time when  ground-disturbing activities are complete and permanent erosion and sediment controls are established and functional.  The stabilized site is protected from erosive forces of raindrop impact and water flow.  Typically,  unpaved areas except graveled shoulders, crushed aggregate base course, or other areas not covered by permanent structures are protected by either a uniform blanket of perennial vegetation (at least 70% cover density) or equivalent permanent stabilization measures such as riprap, gabions or geotextiles.

4.	HMCP (Hazardous Material Control Plan). The Contractor's detailed plan for prevention of pollution that stems from the use, containment, cleanup, and disposal of hazardous material, including petroleum products generated by construction activities and equipment.

5.	eNOI. Electronic Notice of Intent to begin  construction activities under the NPDES General Permit. Use EPA Form 3510-9 found at www.epa.gov/npdes/stormwater/enoi

6.	eNOT. Electronic Notice of Termination of coverage under the NPDES General Permit. Use EPA Form 3510-13 found at www.epa.gov/npdes/stormwater/cgp

7.	NPDES General Permit. The Storm Water General Permit for Large and Small Construction Activities, issued by the Environmental Protection Agency (EPA) under the National Pollutant Discharge Elimination System (NPDES). It requires an approved SWPPP and NOIs listed as active status by the EPA before ground-disturbing activities for the project.

8.	SPCC Plan (Spill Prevention, Control and Countermeasure). The Contractor’s detailed plan for oil spill prevention and control measures, that meets the requirements of 40 CFR 112.

9.	SWPPP (Storm Water Pollution Prevention Plan). The Contractor’s plan for erosion and sediment control and storm water management.  The SWPPP is developed by the Contractor and identifies specific areas where erosion may occur, describes site-specific controls to prevent erosion and manage sediment and establishes a record of the installation and removal of these controls.  The approved SWPPP replaces the ESCP.

641-1.03 REFERENCES.

The following websites have up to date information about erosion, sediment and pollution control.

Developing your SWPPP.  EPA.  January 2007.  Includes a SWPPP template in WORD [www.epa.gov/npdes/swpppguide]

National Menu of Storm Water Best Management Practices.  EPA.   [www.epa.gov/npdes/stormwater/menuofbmps]

International Erosion Control Association website [www.ieca.org/Resources/Resources.asp]

Construction Industry Compliance Assistance Center website  [www.CICAcenter.org/bmps.html]

641-1.04 SUBMITTALS.  Submit two copies each of the SWPPP and HMCP to the Engineer for approval.  Submit one copy of the SPCC Plan (if required under Subsection 641-2.03) to the Engineer. Sign submittals. Deliver these documents to the Engineer.

The Department will review the SWPPP and HMCP submittals within 14 calendar days. Submittals will be returned to the Contractor as either requiring modification, or as approved by the Department.  The approved SWPPP must contain certifications, and be signed according to the Standard Permit Conditions of the NPDES General Permit.  Approval of the SWPPP must be received before submitting the your eNOI to the EPA.

For projects that disturb five acres or more of ground, submit a copy of the approved and signed SWPPP, with the required permit fee to the Alaska Department of Environmental Conservation (ADEC) Storm Water Coordinator.  Transmit proof of this submission to the Engineer.

For projects that disturb one acre or more, submit the signed eNOI to EPA. Submit copies of the signed eNOI receipt to the Engineer and to ADEC. Transmit proof of the ADEC submission to the Engineer.  The Department will transmit the Department’s NOI to the EPA.  Allow adequate time for state and federal processing, before beginning ground disturbing activities.

The active status NOIs, approved SWPPP, approved HMCP, and submitted SPCC Plan (when required) become the basis of the work required for the project’s erosion, sediment, and pollution control.

Submit the signed eNOT to EPA with a copy to the Engineer when notified by the Engineer that the Project is stabilized.  The Department will transmit the Department’s eNOT to the EPA.

641-2.01 STORM WATER POLLUTION PREVENTION PLAN (SWPPP) REQUIREMENTS. Prepare a Storm Water Pollution Prevention Plan. Use the Department's ESCP to develop a SWPPP based on scheduling, equipment, and use of alternative BMPs.  The SWPPP Preparer must visit the project site before preparing the SWPPP. The plan must include both erosion control and sediment control measures.  The plan must address first preventing erosion, then minimizing erosion, and finally trapping sediment before it leaves the project site.

The SWPPP must follow the format presented in Appendix A of Developing Your Storm Water Pollution Prevention Plan  (EPA, January 2007) found at www.epa.gov.npdes/swpppguide

The plan must address site-specific controls and management plan for the construction site as well as for material sites, waste disposal sites, haul roads, and other affected areas, public or private.  The plan must also incorporate the requirements of the project permits.

Specify the line of authority and designate a field representative for implementing SWPPP compliance.

641-2.02 HAZARDOUS MATERIAL CONTROL PLAN (HMCP) REQUIREMENTS.  Prepare a HMCP for the handling, storage, cleanup, and disposal of petroleum products and other hazardous substances.  (See 40 CFR 117 and 302 for listing of hazardous materials.)

List and give the location of hazardous materials, including office materials, to be used and/or stored on site, and estimated quantities.  Detail a plan for storing these materials as well as disposing of waste petroleum products and other hazardous materials generated by the project.

Identify the locations where storage, fueling and maintenance activities will take place, describe the maintenance activities, and list controls to prevent the accidental spillage of oil, petroleum products and other hazardous materials.

Detail procedures for containment and cleanup of hazardous substances, including a list of the types and quantities of equipment and materials available on site to be used.

Detail a plan for the prevention, containment, cleanup, and disposal of soil and water contaminated by accidental spills.  Detail a plan for dealing with unexpected contaminated soil and water encountered during construction.

Specify the line of authority and designate a field representative for spill response and one representative for each subcontractor.

641-2.03 SPILL PREVENTION, CONTROL AND COUNTERMEASURE (SPCC) PLAN REQUIREMENTS.

### Control

Prepare and implement a SPCC Plan when required by 40 CFR 112, including:

1.	When oil spills may reach navigable waters; and

2.	Total above ground oil storage capacity is greater than 1,320 gallons.

## Prevention and Countermeasures

Comply with 40 CFR 112 and address the following issues in your SPCC Plan:

1.	Operating procedures that prevent oil spills;

2.	Control measures installed to prevent a spill from reaching navigable waters; and

3.	Countermeasures to contain, clean up, and mitigate the effects of an oil spill.

The Contractor may self certify the SPCC Plan if the total above ground oil storage capacity is 10,000 gallons or less, and the Contractor meets the requirements for self certification in 40 CFR 112.  Otherwise the SPCC Plan must be certified, stamped with the seal of, dated by, and signed by a Professional Engineer registered in the State of Alaska.

641-3.01 CONSTRUCTION REQUIREMENTS. On projects with 1 acre or more of ground disturbing activity, do not begin construction activities until the EPA has acknowledged receipt of the Contractor’s NOI and Department’s NOI, and has listed both as active status.  The EPA will post the status of the NOIs on the EPA website.  On projects with less than 1 acre of ground disturbing activity, where submittal of an eNOI to EPA is not required, do not begin construction activities until authorized by the Engineer.

Postings.

Post at the construction site:

1.	NPDES Permit number, if available, and a copy of the NOI,

2.	Name and phone number of the Contractor’s local contact person, and

3.	Location of a SWPPP available for viewing by the public.

The above notices must be posted at publicly accessible locations.  At a minimum post notices at the BOP, EOP, near the intersection of the highway with a major side street, and the Project Office.

Comply with requirements of the approved HMCP, the submitted SPCC Plan, and state and federal regulations that pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances.  Contain, clean up, and dispose of discharges of petroleum products and other materials hazardous to the land, air, water, and organic life forms.  Perform fueling operations in a safe and environmentally responsible manner.  Comply with the requirements of 18 AAC 75 and AS 46, Oil and Hazardous Substances Pollution Control. Report oil spills as required by federal, state and local law, and as described in the SPCC Plan.

Comply with requirements of the NPDES General Permit, implement temporary and permanent erosion and sediment control measures identified in the SWPPP, and ensure that the SWPPP remains current.  Maintain l temporary and permanent erosion and sediment control measures in effective operating condition.

Coordinate BMPs with Utility Companies doing work in the project area.

## Inspections

Perform inspections and prepare inspection reports to comply with the project SWPPP and the NPDES General Permit.

1.	Joint Inspections.  Before start of construction, conduct a joint on-site inspection with the Engineer, the SWPPP Preparer, and the Contractor’s field representative to discuss the implementation of the SWPPP.

Conduct the following additional joint on-site inspections with the Engineer:

a.	During construction, inspect the following at least once every seven days and within 24 hours of the end of a storm exceeding ½ inch in 24 hours (as recorded at or near the project site):

(1)	Disturbed areas that have not been finally stabilized

(2)	Areas used for storage of erodible materials that are exposed to precipitation

(3)	Sediment and erosion control measures

(4)	Locations where vehicles enter or exit the site

(5)	Offsite materials sources and waste sites

(6) 	Staging and equipment storage areas.

b.	During construction, the SWPPP preparer shall review the Project Site, Materials Sites, Waste Sites, and the SWPPP for conformance with the NPDES General Permit at least once per month and after every major change in earth disturbing activities for compliance with the General Permit.

c.	Before winter shutdown, to ensure that the site has been adequately stabilized and devices are functional.

d.	At project completion, to ensure final stabilization of the project.

2.	Winter Inspections.  During winter shutdown, conduct inspections at least once every month and within 24 hours of a storm resulting in rainfall of 1/2 inch or greater.  The Engineer may waive monthly inspection requirements until one month before thawing conditions are expected to result in a discharge, if all of the following requirements are met:

a.	Below-freezing conditions are anticipated to continue for more than one month.

b.	Land disturbance activities have been suspended.

c.	The beginning and ending dates of the waiver period are documented in the SWPPP.

3.	Inspection Reports. Prepare and submit, within three working days of each inspection, a report on the DOT&PF SWPPP Inspection Report Form (February 2007).At a minimum the report will contain the following information:

a.	A summary of the scope of the inspection

b.	Name(s) of personnel making the inspection

c.	The date of the inspection

d.	Observations relating to the implementation of the SWPPP

e.	Any actions taken as the result of the inspection

f.	Incidents of non-compliance

Where a report does not identify any incidents of non-compliance, certify that the facility is in compliance with the SWPPP and NPDES General Permit. The Contractor and the Engineer will sign the report according to the Standard Permit Conditions of the NPDES General Permit.  Include reports as an appendix to the SWPPP.

#### Record Retention

Keep the SWPPP up to date at all times.  The SWPPP shall denote the location, date of installation, date maintenance was performed, and the date of removal for BMPs.  It shall also contain copies of inspection reports and amendments.

Maintain the following records as part of the SWPPP:

1.	Dates when major grading activities occur;

2.	Dates when construction activities temporarily or permanently cease on a portion of the site; and

3.	Dates when stabilization measures are initiated.

4.	Daily precipitation as measured from an on-site rain gauge.

Provide the Engineer with copies of SWPPP revisions, up dates, records, and inspection reports at least weekly.

Retain copies of the SWPPP and other records required by the NPDES General Permit for at least three years from the date of final stabilization.

If unanticipated or emergency conditions threaten water quality, take immediate suitable action to preclude erosion and pollution.

Amendments

Submit amendments to the SWPPP to correct problems identified as a result of:

1.	Storm or other circumstance that threatens water quality, and

2.	Inspection that identifies existing or potential problems.

Submit SWPPP amendments to the Engineer within seven days following the storm or inspection.  Detail additional emergency measures required and taken, to include additional or modified measures.  If modifications to existing measures are necessary, complete implementation within seven days.

Stabilize areas disturbed after the seeding deadline within seven days of the temporary or permanent cessation of ground-disturbing activities.

## Notice of Termination

For projects that disturb one acre or more of land, submit your signed eNOT to EPA with a copy to the Engineer when the Engineer notifies you that:

1.	The Project site (including material sources, disposal sites, etc.) has been finally stabilized and that storm water discharges from construction activities authorized by this permit have ceased, or

2.	The construction activity operator (as defined in the NPDES General Permit) has changed.

641-4.01 METHOD OF MEASUREMENT. Section 109 and as follows:

Items 641(2) and (4) will be measured as specified in the Contract or directive authorizing the work.

641-5.01 BASIS OF PAYMENT. The Bid Schedule will include either items 641(1), (2), and (5) or items 641(1), (3), (4), and (5).

1.	Item 641(1) Erosion and Pollution Control Administration. At the Contract lump sum price for administration of work under this Section.  Includes, but is not limited to, plan preparation, plan amendments and updates, inspections, monitoring, reporting and record keeping.

2.	Item 641(2) Temporary Erosion and Pollution Control.  At the prices specified in the Contract or as provided in the Directive authorizing the work to install and maintain temporary erosion, sedimentation, and pollution control measures.

3.	Item 641(3) Temporary Erosion and Pollution Control. At the lump sum price shown on the bid schedule to install and maintain temporary erosion, sedimentation, and pollution control measures required to complete the project according to Plan and with the BMP, the ESCP and the original approved SWPPP and HMCP.

4.	Item 641(4) Temporary Erosion and Pollution Control Amendments. At the prices specified in the Directive for extra, additional, or unanticipated work to install and maintain temporary erosion, sedimentation, and pollution control measures. Work paid under this Item will be shown as amendments to the original approved SWPPP or HMCP.

5.	Item 641(5) Erosion and Pollution Control Price Adjustment.  The total value of this Contract will be adjusted as specified in subsection 641-3.01.  In addition, a price adjustment equivalent to penalties levied against the Department by the EPA or other state and federal agencies for violations of the Clean Water Act and the NPDES General Permit will be made if the Department is issued a Notice of Violation (NOV) by these agencies.  This price adjustment is the actual cost of fines levied against the Department.  An amount equal to the maximum fine for the violation will be withheld temporarily until the actual cost of the fine is known. The difference, excluding price adjustments will be released by the Engineer upon satisfactory completion of the requirements of the NPDES General Permit.  The Contractor is responsible for the payment of the Contractor’s fines.

Temporary erosion and pollution control measures that are required at Contractor-furnished sites are subsidiary.

Work that is paid for directly or indirectly under other pay items will not be measured and paid for under this Section, including but not limited to dewatering, shoring, bailing, installation and removal of temporary work pads, temporary accesses, temporary drainage pipes and structures, and diversion channels.

Perform temporary erosion and pollution control measures that are required due to negligence, carelessness, or failure to install permanent controls as a part of the work as scheduled or ordered by the Engineer, or for the Contractor’s convenience, at the Contractor’s expense.

Permanent erosion and pollution control measures will be measured and paid for under other Contract items, when shown on the bid schedule.

## Failure

If the Contractor fails to coordinate temporary or permanent stabilization measures with the earthwork operations in a manner to effectively control erosion and prevent water pollution, the Engineer may suspend earthwork operations and withhold monies due on current estimates for such earthwork items until aspects of the work are coordinated in a satisfactory manner.

If there is failure to:

a.	Pursue the work required by the approved SWPPP,

b.	Respond to inspection recommendations and/or deficiencies in the SWPPP, or

c.	Implement erosion and sedimentation controls identified by the Engineer,

The Contractor will be assessed a permanent price adjustment of $500 per day for each day of non-action, under Item 641(5) Erosion and Pollution Control Price Adjustment.  In addition, the Engineer may, after giving written notice, proceed to perform the work and deduct the cost thereof, including project engineering costs, from progress payments under item 641(5).

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 641(1) Erosion and Pollution Control Administration | Lump Sum |
| 641(2) Temporary Erosion and Pollution Control | Contingent Sum |
| 641(3) Temporary Erosion and Pollution Control | Lump Sum |
| 641(4) Temporary Erosion and Pollution Control Amendments | Contingent Sum |
| 641(5) Erosion and Pollution Control Price Adjustment | Contingent Sum |
| 641(6) Inlet Protection | Each |
| 641(7) Rock Check Dam | Each |

(04/19/07)R272USC04

SECTION 642

## CONSTRUCTION SURVEYING AND MONUMENTS

## Special Provisions

642-1.01 DESCRIPTION.  Delete the sentences that begin "Furnish and install..." and "Adjust existing monuments..."

642-3.01 GENERAL.  Delete the text of item 9.

642-3.02 CROSS SECTION SURVEYS.  Delete the text of item 13.

642-3.03 MONUMENTS.  Delete the entire subsection.

Standard Modification

642-3.04 OFFICE ENGINEERING. Delete third sentence and replace with: Perform the work by, or under the responsible charge of, a person registered in the State of Alaska as a Professional Land Surveyor or a Professional Engineer.  E53(05/01/07)

Special Provision

642-3.05 FINAL TRAVERSE.  Delete the entire subsection.

SECTION 643

TRAFFIC MAINTENANCE

# Special Provisions

643-1.01 DESCRIPTION. Add the following as a third paragraph:

Illuminate construction activities listed in Table 643-2 during hours of night work on roads open to the public within project limits.  (03/15/06)ES14

Add the following:  This work also consists of constructing a temporary detour bridge to maintain traffic during the removal and replacement of the California Creek Bridge.

643-1.02 DEFINITIONS.  Add the following paragraphs after paragraph titled “Construction Phasing Plan”:

Balloon Light:  Light surrounding by a balloon like enclosure kept inflated by pressurized air or helium, and producing uniform light through 360 horizontal degrees.  The top half of the balloon enclosure shall be constructed of an opaque material.

Night Work: Work occurring between sunset and sunrise on all days except the “No Lighting Required” period shown in the table below:

| Latitude | No Lighting Required |  | Nearby |
| --- | --- | --- | --- |
| (degrees) | Start | End | Cities |
| < 61 | Lighting Required All Year |  | Everything South of Hope |
| 61 | June 11 | July 1 | Anchorage, Valdez, Girdwood, Wasilla, Palmer, Glennallen |
| 62 | June 2 | July 13 | Talkeetna |
| 63 | May 27 | July 17 | Cantwell, Paxson, McGrath |
| 64 | May 22 | July 21 | Tok, Delta, Nome |
| 65 | May 18 | July 25 | Fairbanks |
| 66 | May 14 | July 29 | Circle City |
| 67 | May 10 | August 2 | Coldfoot, Kotzebue |
| 68 | May 7 | August 6 | Galbraith Lake |
| 69 | May 3 | August 9 | Happy Valley |
| 70 | April 30 | August 12 | Deadhorse |
| 71 | April 27 | August 15 | Barrow |
| 72 | April 24 | August 19 |  |

ES14(3/15/06)

643-1.03 TRAFFIC CONTROL PLAN.  Replace the last paragraph with the following: A waiver may be requested of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project in writing.  If the waiver is approved, movements of oversize and overweight vehicles in or near traffic within the project limits will be done according to the provisions of an approved Traffic Control Plan.  Maintain a minimum12 foot lateral separation between the nonstreet legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations.  (12/14/06)R222USC04

643-1.04 WORKSITE TRAFFIC SUPERVISOR.  Add the following to Item 2. Duties:

- i.	Supervise lighting of Night Work.

(03/15/06)ES14

Standard Modification

643-2.01 MATERIALS. Under Item 16. Flagger Paddles, delete last sentence and replace with: Use reflective sheeting that meets AASHTO M 268 Type VIII or IX. Use background colors of fluorescent orange on one side and red on the other side.  E56(05/01/07)

Special Provision

643-2.01 MATERIALS  Add the following:

17.	Flexible Markers.  Refer to subsection 606-2.01 Materials.

Standard Modification

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. Add the following:

Immediately notify the Engineer of any traffic related accident that occurs within the project limits as soon as you, an employee, or a subcontractor become aware of the accident.  E56(05/01/07)

# Special Provisions

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:  Whenever construction activity encroaches onto the safe route in a traffic control zone, station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

Maintain business accesses during flagging operations.

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  Add the following:  Traffic may be maintained on a continuous gravel surface.

Pave lanes next to the median first.  Pave lanes next to exit and entrance ramps last.  Place a temporary 12:1 sloped wedge of asphalt concrete against the abrupt pavement edge on lanes next to exit and entrance ramps.  Do not open the roadway to traffic until slope wedges are in place.

Standard Modification

643-3.04 TRAFFIC CONTROL DEVICES. In the sixth paragraph and also in Item 4.b., delete: “ATTSA” and replace with: ATSSA (American Traffic Safety Services Association).  E56(05/01/07)

Special Provisions

643-3.04 TRAFFIC CONTROL DEVICES.  Delete the first sentence of the eighth paragraph and substitute the following: Items paid under this Section remain the Contractor’s property unless stated otherwise.

Add the following to item 1. Embankments.:  Close trenches and excavations at the end of each continuous work shift.

Add the following to item 3. Fixed Objects.:  Remove obstructions greater than 4 inches above the nominal foreslope grade at the end of each continuous work shift.

Delete item 4.b. and replace with the following:  Flagger Certification by ATSSA

Delete item 6 and replace with the following:

6.	Street Sweeping.  Keep free of loose material paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where the Contractor’s operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

7.	Power Brooming.  Keep free of loose material paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where the Contractor’s operations have deposited loose material using a power broom that can eject them to the shoulder of the road.

Change items 7 and 8 to 8 and 9 respectively.

Add the following:

10.	ET-2000 LET.  The price listed in the Traffic Control Rate Schedule will be full compensation for the purchase, installation, maintenance during construction, removal and salvaging the ET-2000 LET unit(s).  Deliver the salvaged unit(s) to the nearest DOT &PF Maintenance and Operations’ district office, or as directed by the Engineer. (12/14/06)R222USC04

643-3.04 TRAFFIC CONTROL DEVICES.  Add the following:

9.	Temporary Detour Bridge.  Maintain traffic across the river at all times using a temporary detour structure that provides sufficient work area to complete the construction of the new bridge.  Construct the temporary bridge and approaches entirely within the right-of-way and downstream of the new bridge.

Use concrete that conforms to the requirements of Section 501.

Use structural steel that conforms to the requirements of Section 504.

Use timber that conforms to the requirements of Section 506.

Provide a detour structure that satisfies the following criteria:

a.	Conform to the AASHTO Standard Specifications for Highway Bridges, 17th Edition with the latest interims, or to the AASHTO LRFD Bridge Design Specifications with the latest interims.

b.	Provide a roadway width of at least 16 feet from rail to rail.

c.	Accommodate a design live load of not less than 125% of HS20-44 (AASHTO Standard Specifications) or HL-93 (AASHTO LRFD Specifications), and the maximum construction load without overstress.  Indicate governing live load on the plans.

d.	Submit the temporary crossing design calculations package, independent design check package, plans sheets, installation procedure (including erection plan), and removal procedure for review and approval.  A Professional Engineer registered in the State of Alaska must stamp all plans and design calculations.  A Professional Engineer registered in the State of Alaska must also stamp the independent design check.

e.	Include all equipment required to install and remove the temporary crossing on the installation and removal plan.  Include equipment type, size, capacity, and lifting locations on the installation and removal plan.

f.	Provide a sufficient waterway opening to allow passage of the maximum flow expected during the construction period or the Q10 flow event (450 cfs), which ever is greater.  Provide at least one foot of freeboard above the anticipated water surface elevation for the proposed waterway opening.

g.	No part of the temporary structure is allowed within the ordinary high water limits.

h.	Provide an NCHRP Report 350 TL-1 crash tested railing or barrier system on the crossing and approaches as necessary.

i.	Provide a load rating of the temporary crossing conforming to the AASHTO Standard Specifications for Highway Bridges, 17th Edition with the latest interims and the Guide Manual for Conditions Evaluation and Load and Resistance Factor Rating (LRFR) of Highway Bridges 2005 with the latest interims.

j.	Provide structural details that are sufficient, as determined by the Engineer, to verify the capacity of the temporary crossing.

k.	Design supports for a maximum allowable soil bearing pressure of 1500 pounds per square foot (psf).

- l.	Do not damage nearby structures during installation and removal of the temporary crossing.

m.	Include the following on the temporary structure plans:

(1)	Bridge Layout

(a)	Plan view

- Layout / profile grade line

- Traveled way width

- Top, toe and slopes of cuts and fills

- Direction of stream flow

- North arrow

- Alignment data

- Skew angle

- Bank protection

(b)	Elevation View

- Abutment numbers

- Datum line and elevation

- Approximate original ground line at bridge centerline

- Total bridge length

- Span length

- Bank protection

- Vertical clearance or freeboard

(c)	Typical Section Including Typical Piers

- Roadway width on the bridge

- Bridge width

- Typical pier

- Girders, deck and railings/barriers

- Deck surfacing

- Location of profile grade

- Identify girder and deck type

- Pedestrian accommodations

- Utilities

(2)	Details

(a)	Lateral bracing

(b)	Blocking

(c)	Deck

(d)	Railings and barriers

(e)	Approach railings and transitions

(f)	Erection and removal details

(g)	Connections of structural elements

(3)	Foundation Information

(a)	Allowable and applied soil bearing pressure values for spread footings

(b)	Pile types, loads, capacities, factors of safety and minimum tip elevation, maximum distance a pile may be pulled from driven position to final position, maximum allowable deviation of final position and plan position

(c)	Anticipated settlement of foundation.

(4)	Erection and removal of Forms or Falsework

(5)	Number and name each plan sheet

(6)	Design Notes

(a)	Design specifications

(b)	Live load

(c)	Dead load

(d)	Seismic values

- Acceleration coefficient

- Site coefficient

(e)	Material properties (f’c, Fy, ASTM Designations)

Submit all plans, calculations, installation and removal procedures in one complete submittal package.  Partial submittals and/or incomplete submittals will not be reviewed or considered.  Partial submittals and/or incomplete submittals will be rejected.

Provide the complete submittal package to the Engineer not less than thirty (30) days prior to the date of the temporary detour structure installation.  Do not begin construction of the temporary detour structure without written approval of the Engineer.

Upon completion of the temporary crossing, provide a signed inspection report from the Engineer-of-Record verifying the temporary crossing conforms to the design prior to opening to traffic. Do not open the temporary detour structure to the traveling public without written approval of the Engineer.

Once the new bridge is opened to the traveling public, entirely remove the temporary crossing, including the bridge and approaches.

Grade areas disturbed by construction of the temporary detour to the pre-construction contours and revegetate with trees, shrubs and grasses similar to natural vegetation in the area.  Revegetate during the same growing season except as otherwise permitted by the Engineer.

Replace trees within Tract E2 Girdwood Elementary School Subdivision that are cleared or damaged during construction of the detour. Tree replacement is required only for trees over four inches in diameter. Provide replacement trees that are one inch to two inches in diameter. Measure diameters of existing trees and replacement trees 4.5 feet above the ground. Replace each evergreen tree with two white spruce trees. Replace each cottonwood tree with one white spruce tree.

Meet the applicable provisions of Section 621 for planting and maintaining replacement trees.

643-3.05 AUTHORITY OF THE ENGINEER.  Replace the first sentence with the following:  When existing conditions adversely affect the public’s safety or convenience, the Contractor will receive an oral notice.  A written notice will follow the oral notice according to subsection 105-1.01 Authority of the Engineer.

Add the following after the second sentence:  In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT.  Add the following:  Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding,” potholes, excessive dust or mud, or dirty or out of place traffic control devices.  The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full unimpeded use by the public.  Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

# ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. Delete the last sentence and substitute the following: Unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic during the times listed below.

1. 	Friday from 1200 hours to Sunday 2300 hours.

2.	Around any holiday:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above stipulations apply from 1200 on the Friday before the holiday to 0300 on the day after the holiday.

- If a holiday falls on Wednesday, the above stipulations apply from 1200 on the Tuesday before the holiday to 0300 on the Thursday after the holiday.

- If a holiday falls on Thursday, Friday or Saturday, the above stipulations apply from 1200 on the day before the holiday to 0300 on the Monday after the holiday.

Lane Restrictions.  Lane restrictions, if allowed shall be conducted so that no more than a 10 minute accumulated stopped delay, 40 vehicles, or 1/4 mile (1,320 feet) of traffic is detained, whichever occurs first, before releasing the detained motorists.  During paving operations a 20 minute stopped delay, 80 vehicles, or 1/2 mile (2,640 feet) of traffic detained, will be allowed for motorists except school buses.  If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

Obtain the local school bus schedule and coordinate work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.

643-3.09 INTERIM PAVEMENT MARKINGS.  In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following:  Do not place final pavement markings until traffic has traveled over the seal coat or surface treatment for at least 15 days and no more than 21 days, as directed by the Engineer.  (12/14/06)R222USC04

Add the following subsection:

643-3.10 LIGHTING OF NIGHT WORK

Illuminate the night work areas specified in Table 643-2 to the light levels specified.

Table 643-2 does not provide a comprehensive list of operations that require lighting.  Provide lighting for other operations when necessary.

| Table 643-2 Night Work Illumination Level and Area of Coverage |  |
| --- | --- |
| Type of Work or Equipment | Lighting Configuration |
| Paving, Milling, Striping, Pavement Marking Removal, Rumble Strip Installation | At least 2 machine mounted balloon lights with a cumulative wattage of at least 4000 watts. Provide additional lights or wattage if necessary to provide complete coverage. |
| Rolling, pavement sweeping | At least 4 sealed beam halogen lamps in the front and four in the back. Each should be at least 55 watts. |
| Flagging | Two balloon lights of at least 2000 watts each located within 30 feet of the normal flagger location. Locate one on the right side of the road beyond the flagger and the other on the left side of the road in front of the flagger. |
| Truck Crossings (meaning where haul vehicles cross or enter a road): 1) with roads with ADTs over 10,000 or 2) that are controlled by portable traffic signals or flaggers | Two balloon lights of at least 2000 watts each, located on the main road, one on the far right side of the intersection, the other on the near left. Locate lights within 30 feet of the edges of the side street. If there is a flagger at the crossing, locate the lights to also meet the requirements for flagging. |

Use balloon lighting as the main light sources.  Do not use floodlights without approval by the Engineer.  When approved, install floodlighting in a manner that minimizes glare for motorists, workers, and residents living along the roadway.  Locate, aim, louver, and/or shield light sources to achieve this goal.

The Engineer shall be the sole judge of when glare is unacceptable, either for traffic or for adjoining residences.  When notified of unacceptable glare, modify the lighting system to eliminate it.

If the Contractor fails to provide required lighting equipment or provides lighting that creates unacceptable glare at any time, the Contractor shall cease the operation that requires illumination until the condition is corrected.

Lighting equipment shall be in good operating condition and comply with applicable OSHA, NEC, and NEMA codes.

Provide suitable brackets and hardware to mount lighting fixtures and generators on machines and equipment.  Design mountings so lights can be aimed and positioned as necessary to reduce glare.  Locate mounting brackets and fixtures so they don’t interfere with the equipment operator or overhead structures.  Connect fixtures securely in a manner that minimizes vibration.

Ensure ground, trailer, and equipment mounted light towers or poles are sturdy and freestanding without the aid of guy wires.  Towers shall be capable of being moved as necessary to keep pace with the construction operation.  Position ground and trailer mounted towers and trailers to minimize the risk of being impacted by traffic on the roadway or by construction traffic or equipment.

Raise trailer or equipment mounted lights to maximum height, except do not exceed the clearance required for overhead objects such as overhead signals, overhead signs, trees, aerial utilities, or bridges.  Aim and adjust lights to provide the required light levels. Provide uniform illumination on the hopper, auger, and screed areas of pavers.  Illuminate the operator’s controls on machines uniformly.

Furnish each side of nonstreet legal equipment with a minimum of 75 square inches high intensity retroreflective sheeting in each corner, so at least 150 square inches of sheeting is visible from each direction.  Provide red sheeting on the rear of the equipment and yellow sheeting elsewhere.

Existing street and highway lighting and conventional vehicle headlights do not eliminate the need for the Contractor to provide lighting meeting the requirements of Table 643-2.

Provide sufficient fuel, spare lamps, spare generators, and qualified personnel to ensure that required lights operate continuously during nighttime operations.  Ensure generators have fuel tanks of sufficient capacity to permit operation of the lighting system for a minimum of 12 hours.  In the event of a failure of the lighting system, discontinue the operation that requires illumination until the required level and quality of illumination is restored.

Maintain a supply of at least twenty emergency flares for use in the event of emergency or unanticipated situations.  Comply with local noise ordinances.

Install post mounted electroliers located within the clear zone, on NCHRP 350 compliant breakaway bases.

Standard Modifications

Add the following subsection:

643-3.11 HIGH VISIBILITY GARMENTS. Ensure all workers within project limits wear outer garments that are highly visible and comply with the following requirements:

- Standards.  Use high visibility garments conforming to the requirements of ANSI/ISEA 107-2004, Class 2 for tops or Class E for bottoms, and Level 2 retroreflective material.

- Labeling.  Use garments labeled in conformance with Section 11.2 of ANSI/ISEA 107-2004; except you may use previously purchased garments labeled in conformance with ANSI/ISEA 107-1999 until 1/1/08.

- Tops.  Wear high visibility vests, jackets, or coverall tops at all times.

- Bottoms.  Wear high visibility pants or coverall bottoms during nighttime work (sunset to sunrise). Worksite traffic supervisors, employees assigned to traffic control duties, and flaggers wear high visibility pants or coverall bottom at all times.

- Outer Raingear.  Wear raingear tops and bottoms conforming to the requirements of this Subsection 643-3.11.

- Exceptions.  When workers are inside an enclosed compartment of a vehicle, they are not required to wear high visibility garments.

- Condition.  Furnish and maintain all vests, jackets, coveralls, rain gear, hard hats, and other apparel in a neat, clean, and presentable condition. Maintain retroreflective material to Level 2 standards.

E56(05/01/07)

Special Provisions

643-4.01 METHOD OF MEASUREMENT. Add the following:

Replace the second sentence of Item 2 with the following: Special Construction Signs are measured by the total area of legend bearing sign panel, as determined under subsection 615-4.01 and   compensation for a 24 hour period shall be made under Construction Signs in the Traffic Control Rate Schedule.

Add the following:  No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  Work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

Add the following:

16.	Temporary Detour Bridge. Temporary detour bridge will not be measured for payment.

Delays resulting from incomplete, incorrect, or inadequate calculations, plans or installation for the temporary detour structure will not be compensated for payment and contract time extension will not be permitted.

Standard Modification

643-5.01 BASIS OF PAYMENT. 	Add the following: Payment for high visibility garments for workers is subsidiary to other traffic contract items.  E56(05/01/07)

Special Provisions

643-5.01 BASIS OF PAYMENT. Add the following:

16.	Work Zone Illumination.  Payment for work zone illumination and any required adjustments to work zone illumination is subsidiary to other items. ES14(3/15/06)

Add the following: The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

The Engineer will pay for Item 643(15) Flagging on a contingent sum basis at the rate of $41/hour.  The Engineer does not require a change order/directive for the flagging pay item.  Flagging associated with Change Order work will be paid at the prices according to subsection 109-1.05 Compensation for Extra Work.  (12/14/06)R222USC04

Payment for Item 643(29) Temporary Detour Bridge, includes all engineering, inspections, labor, equipment and materials necessary to furnish, install, repair, maintain, and remove the temporary bridge and approaches in their entirety and as accepted by the Engineer.  No separate payment will be made for site grading, revegetation, or tree replacement, these items are subsidiary to the temporary detour bridge.  All temporary bridge elements shall become the property of the Contractor upon completion of the contract.  Excavation, backfill and embankment required for the temporary crossing will be paid for under their respective items.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $5.00 |
| Special Construction Sign | Square Foot | $20.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion / ET-2000 LET | Each | $3,000.00 |
| Pilot Car | Hour | $65.00 |
| Watering | M-Gallon | $ 20.00 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Foot | $.75 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Foot | $1.15 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Foot | $1.25 |
| Temporary Guardrail | Foot | $21.00 |

Delete Item 643(15) and substitute the following pay items:

| Pay Item | Pay Unit |
| --- | --- |
| 643(15) Flagging | Contingent Sum |
| 643(29) Temporary Detour Bridge | Lump Sum |

(12/14/06)R222USC04

SECTION 644

# SERVICES TO BE FURNISHED BY THE CONTRACTOR

# Special Provisions

644-2.01 FIELD OFFICE.  Delete this subsection in its entirety and substitute the following:  Furnish and maintain a suitable office for the Engineer, available for occupancy from 2 weeks before beginning work, through 30 days after issuance of the notice of project completion as defined in subsection 105-1.15.  The following office requirements shall be met:

1.	A minimum of 1,000 square feet of floor area.  The office area shall be divided so that it contains an office room separated by a closable door.  The office room shall have a minimum of 160 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of 6 electrical outlets.

4.	A minimum of 100 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities and potable drinking water provided.

7.	Four telephone service lines available at the office location.  One of the lines provided is to be available for a facsimile machine/dial-up Internet connection.  Provide Internet connection with send and receive data capability supporting 56 kilobytes per second or higher data transfer rate.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within 3 miles of the project.

10.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

11.	Provide one mobilization and one demobilization of the Engineer’s office equipment and furniture from Anchorage.

(01/11/07) R63USC

644-2.05 VEHICLES.  Delete the second and third paragraphs and substitute the following:  Furnish full-size four-wheel drive pickup(s) or sport utility vehicle(s) for exclusive use of the Department throughout the project.  Provide vehicles less than three (3) model years old, in good condition and with less than 36,000 miles on the odometer.

Furnish fuels, maintenance, and insurance.  If you are working after October 1, provide studded snow tires for the vehicles you provide for the Department’s use.  Equip vehicles used by the Department with CB radios and yellow lightbars wired into the vehicle’s electrical system with a dash mounted switch easily accessible to the vehicle operator.  Provide Code 3; Model 6005H (formerly PE 6200 LE) lightbars, or approved equal.  Approved equals shall have the following characteristics:

- Four (4) 55 watt rotators with amber filters

- 1200 flashes per minute

- Two diamond mirrors

- 55 inches in length

You are responsible for normal wear and tear, and any other incidental damage including broken windshields, occurring during the Department’s operation and use.  The Department is responsible for damage to any vehicle caused by its own negligence during operation.

644-3.01 METHOD OF MEASUREMENT.  Delete the third paragraph and substitute the following:

Vehicle.  Per each vehicle provided.  If a replacement vehicle is necessary, no additional measurement will be made. (02/03/03)R245USC

Standard Modification

644-4.01 BASIS OF PAYMENT. Add the following:

Lump Sum Items. Payment for lump sum items will be made as follows:

1.	A percentage of the lump sum amount, to be determined by the Engineer, will be paid as full compensation for furnishing the facility at the site.

2.	The balance of the lump sum amount will be prorated over the anticipated active construction period with a portion included as part of each interim payment, for maintenance, repairs, providing all utilities, and for removing it from the site.  If anticipated construction period changes, the final increment will be held until final payment.

E44(01/27/07)

Special Provisions

644-4.01 BASIS OF PAYMENT.  Add the following:  Long distance calls made by State personnel and the Internet service provider will be paid by the State.  Local calls and connection fees shall be paid by the Contractor.

(01/11/07)R63USC

Add the following pay item:

| ## Pay Item | ## Pay Unit |
| --- | --- |
| 644(8) Vehicle | Each |

Add the following Section:

SECTION 645

## TRAINING PROGRAM

### Special Provisions

645-1.01 DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  Enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A-301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j and 7.l, located in the "yellow pages" of this document.

645-3.01 General.  Determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish before contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and one or more of the following occurs: contribute to the cost of the training, provide the instruction to the apprentice/trainee, or pay the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, submit Form 25A-311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public facilities (ADOT&PF) Training Program Representative, using Form 25A-310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this Section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the Contractor’s judgment, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

Furnish each ADOT&PF training program trainee a copy of the program (Form 25A-310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

Periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

Provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  Submit Form 25A-313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A-310.

645-3.02 Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A-310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A-312.

645-3.03 Subcontracts.  In the event  a portion of the work is subcontracted, the Engineer shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A-311 and Form 25A-310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor according to subsection 645-5.01, Basis of Payment.

645-4.01 Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this Section before the Contractor’s submittal and approval by the Engineer of Form 25A-312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the Contractor’s discretion, graduates early and is employed as a journey worker according to the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of other training program funds the Contractor may receive, unless such other funding sources specifically prohibits the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A-311, may be made only when approved by the Engineer through Change Order.

Noncompliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of training programs approved for the project.  No payment or partial payment will be made if the Contractor fails to do the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A-311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A-311), or

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why the Contractor was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.  (10/29/91)S16

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 645(1) Training Program, __ Trainees/Apprentices | Labor Hour |

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE.  Replace this Subsection with the following:  Submit a detailed initial CPM Schedule at the preconstruction conference for the Engineer’s acceptance as set forth below.

The construction schedule for the entire Project shall not exceed the specified contract time.  Allow the Engineer fourteen (14) days to review the initial CPM Schedule.  Revise promptly.  The finalized CPM Schedule must be completed and accepted before beginning work on the Project.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.

Delete item 2.  60-Day Preliminary Schedule.

Delete the first sentence of item 3. Schedule Updates.  and substitute the following:  Hold job site progress meetings with the Engineer for the purpose of updating the CPM Schedule.  Meet with the Engineer monthly or as deemed necessary by the Engineer.  (12/13/02)R261M98

Add the following Section:

## SECTION 647

## EQUIPMENT RENTAL

Special Provisions

647-1.01 DESCRIPTION.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED.  In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of equipment to be furnished and used shall be, as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

Equipment shall be in first class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

Equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and  incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL. Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  Personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS. The performance of the work shall be according to the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall begin, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, 6 days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer.  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

647-4.01 METHOD OF MEASUREMENT. The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.

647-5.01 BASIS OF PAYMENT.  Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to any extra compensation.

Payment shall be made under:

| Pay Item | Description | Pay Unit |
| --- | --- | --- |
| 647(2) | Wide Pad Dozer, 65 Hp Minimum | Hour |

(08/24/05)R15USC

###### SECTION 701

###### HYDRAULIC CEMENT

Standard Modification

701-2.03 GROUT. Add to end of last sentence: from specimens made according to ATM 507.E30(3/15/06)

SECTION 703

# AGGREGATES

Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 1 ½ inch | 100 |  |  |
| 1 inch | 70-100 | 100 | 100 |
| ¾ inch | 60-90 | 70-100 | 70-100 |
| 3/8 inch | 45-75 | 50-79 | 50-85 |
| No. 4 | 30-60 | 35-58 | 35-65 |
| No. 8 | 22-52 | 20-47 | 23-50 |
| No. 30 | 10-33 | 10-26 | 13-31 |
| No. 50 | 6-23 | 6-19 | 10-26 |
| No. 200 | 0-6 | 0-6 | 8-15 |

Replace subsection 703-2.04 with the following:

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.

Coarse Aggregate (retained on the No. 4 sieve). Crushed stone or crushed gravel consisting of sound, tough, durable rock of uniform quality.  Remove natural fines passing a #4 sieve before crushing aggregates for Type V or VH asphalt concrete mixtures.  Free from clay balls, organic matter, and other deleterious material.  Not coated with dirt or other finely divided mineral matter.  Meet the following requirements (note A or B indicate class of mix, see Table 401-1), the Engineer may modify the fracture requirements if the hard aggregate sources stated in 106-1.02 do not meet specifications:

|  |  | Type IIA, IV | Type I, IIB, III | Type V | Type VH |
| --- | --- | --- | --- | --- | --- |
| LA Wear, % max | AASHTO T 96 | 45 | 45 | 45 | 45 |
| Degradation Value, min | ATM 313 | 30 | 30 | 30 | 30 |
| Sodium Sulfate Loss % max (5 cycles) | AASHTO T 104 | 9 | 9 | 9 | 9 |
| Fracture, min % | WAQTC FOP for AASHTO TP61 | 90, 2 face | 80, 1 face | 98, 2 face | 98, 2 face |
| Thin-Elongated Pieces, max % 1:5 1:3 | ATM 306 | 8 20 | 8 - | 3 8 | 3 8 |
| Nordic Abrasion, max.% | ATM 312 |  |  | 12 | 8 |
| Absorption, max. % | AASHTO T85 | 2.0 | 2.0 | 2.0 | 2.0 |

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| SIEVE | GRADATION |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Type I | Type II | Type III | Type IV | Type V, VH |
| 1 inch | 100 |  |  |  |  |
| ¾ inch | 80-90 | 100 |  |  | 100 |
| ½ inch | 60-84 | 75-90 | 100 | 100 | 65-80 |
| 3/8 inch | 48-78 | 60-84 | 80-90 | 80-95 | 48-60 |
| No. 4 | 28-63 | 33-70 | 44-81 | 55-70 | 30-45 |
| No. 8 | 14-55 | 19-56 | 26-70 | 35-50 | 20-30 |
| No. 16 | 9-44 | 10-44 | 16-59 | 20-40 | < 22 |
| No. 30 | 6-34 | 7-34 | 9-49 | 15-30 | < 17 |
| No. 50 | 5-24 | 5-24 | 6-36 | 10-24 | < 14 |
| No. 100 | 4-16 | 4-16 | 4-22 | 5-15 | < 12 |
| No. 200 | 3-8 | 3-8 | 3-8 | 3-8 | 3-8 |

Fine Aggregate (passing the #4 sieve. Meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness.

For Type IV, V and VH mixes, remove natural fines passing a #4 sieve before crushing aggregates for this asphalt concrete mixture.  Consist entirely of aggregate produced from aggregate crushing process and be non-plastic as determined by WAQTC FOP for AASHTO T 90, and meets the following:

Property	Test Method	Requirement

Fine Aggregate Angularity	AASHTO T 304			45% min.

## (06/05/06)R199usc04

703-2.08 FILTER BLANKET.  Delete in its entirety and substitute the following:  Meet AASHTO M80, Class A.  Meet the following gradations:

Gradation A – AASHTO M43, size No. 8

Gradation B – AASHTO M43, size No. 1

Add the following Subsections:

703-2.13 FOUNDATION FILL. Aggregate containing no muck, frozen material, roots, sod or other deleterious matter and with a plasticity index not greater than 6 as tested by WAQTC FOPs for AASHTO T 89 and T 90. Meet the following gradation as tested by WAQTC FOP for AASHTO T 27/T 11:

TABLE 703-9

REQUIREMENTS FOR GRADING

FOR FOUNDATION FILL MATERIAL

| SIEVE | PERCENT PASSING BY WEIGHT |
| --- | --- |
| 3 in. | 100 |
| No. 4 | 30-100 |
| No. 200* | 0-6 |

* Determined on that portion passing the 3-inch screen.

703-2.14 UTILITY, PIPE BEDDING. AND BACKFILL Aggregate containing no muck, frozen material, roots, sod or other deleterious matter and with a plasticity index not greater than 6 as tested by WAQTC FOPs for AASHTO T 89 and T 90. Meet the following gradations when tested by WAQTC FOP for AASHTO T 27/T 11:

TABLE 703-10

REQUIREMENTS FOR BEDDING MATERIALS FOR CONDUITS

AND MINOR STRUCTURES

Percent Passing By Weight

| SIEVE SIZE | CLASS A | CLASS B | CLASS C |
| --- | --- | --- | --- |
| 3 in. | 100 |  |  |
| 1-1/2 in. |  | 100 |  |
| 1 in. |  |  | 100 |
| No. 4 | 20-70 | 30-70 | 20-100 |
| No. 200 | 0-6 | 0-6 | 0-6 |

SECTION 705

JOINT MATERIALS

Special Provisions

Delete subsection 705-2.02 and replace with the following:

705-2.02 JOINT SEALER.

Silicone Joint Sealer	ASTM D 5893

Hot Pour Joint Sealer (Asphalt)	AASHTO M 324, Type IV

Hot Applied Joint Sealer (Concrete)	AASHTO M 282

Hot Pour Joint Sealant (Concrete, Fuel-Resistant)	ASTM	D 3581

Delete subsection 705-2.03 and replace with the following:

705-2.03 BRIDGE SEAL.

1.	Preformed Compression Seals and Strip Seals. Use preformed seals constructed with only virgin natural polyisoprene (natural rubber) as the raw polymer in the elastomeric compound. Do not use neoprene. Use steel extrusions meeting ASTM A 709 Grade 36. Galvanize steel extrusions in accordance with Subsection 716-2.07. Use preformed material meeting the following requirements of ASTM D 2000:

M4AA 514 A13b13c12f17

2.	Silicone Expansion Joint Sealant. Use formed-in-place seals composed of 100 percent silicone meeting the requirements of ASTM D 5893, Type SL (Self-Leveling) for horizontal joints and ASTM D 5893, Type NS (Non-Sag) for curb, rail, and other vertical joints. Do not use acid cure sealants. Ensure the silicone sealant is compatible with the surface to which it is applied. Use a backer rod meeting ASTM C 578 when the joint width is 1/2 inch or greater.

Replace Section 709 with the following:

SECTION 709

REINFORCING STEEL AND WIRE ROPE

Special Provisions

709-2.01 REINFORCING STEEL.

1.	Reinforcing Steel Bars. Furnish deformed steel bars of the type, grade, and size as specified. For steel reinforcing bars used in bridge structures, furnish bars meeting ASTM A 706. For all other structures, furnish bars meeting AASHTO M 31, Grade 60.

2.	Headed Reinforcing Steel Bars. Furnish headed steel bars meeting the requirements of ASTM A 970. Use reinforcing steel meeting Section 709-2.01.1 unless otherwise noted.

3.	Epoxy-Coated Reinforcing Steel Bars. Furnish epoxy-coated steel bars meeting the requirements of AASHTO M 284. Coat epoxy-coating reinforcing steel in an epoxy coating applicator plant certified in accordance with the Concrete Reinforcing Steel Institute (CRSI) Voluntary Certification Program. Use reinforcing steel meeting Section 709-2.01.1 unless otherwise noted.

4.	Steel Wire. Furnish plain steel wire of the size specified that meets the requirements of AASHTO M 32.

5.	Steel Bar Mats. Furnish deformed steel bar mats of the type, grade, size, and spacing as specified. Unless otherwise noted, furnish steel bar mats meeting the requirements of AASHTO M 54, Grade 60.

6.	Steel Welded Wire Fabric. Furnish plain steel welded wire fabric of the size and spacing specified that meets the requirements of AASHTO M 55.

7.	Epoxy-Coating Patch Material. Furnish epoxy-coating patch material meeting the requirements of AASHTO M 317.

709-2.02 WIRE ROPE OR WIRE CABLE. Meeting AASHTO M 30, 3/4 inch Type 1, Class A.

###### SECTION 712

###### MISCELLANEOUS

Standard Modification

712-2.06 FRAMES, GRATES, COVERS, AND LADDER RUNGS.  In Gray iron castings, delete text and replace with:  AASHTO M 306 and AASHTO M 105, Class 35B.  E46(01/27/07)

Special Provisions

Add the following Subsection:

712-2.19 EPOXY CARTRIDGE SYSTEM. Use an epoxy cartridge system that consists of the following:

1.	A bonding material that is a two-component epoxy contained in a cartridge having two separate chambers

2.	An applicator that is a special dispensing gun having a replaceable static mixing nozzle.

3.	Use an epoxy cartridge system appropriate for the service temperature and ambient concrete temperature at the time of installation.

Epoxy cartridge systems are subject to the approval of the Engineer. Use epoxy cartridge systems that meet the requirements of the “Acceptance Criteria for Adhesive Anchors in Concrete and Masonry Elements,” AC58, by the International Code Council Evaluation Service (ICC-ES). Meet the suitability requirements for creep, in-service temperature, dampness, freezing and thawing, and seismic qualification of these acceptance criteria. Approval of epoxy cartridge systems is contingent upon the Contractor submitting to the Engineer one sample of each type of epoxy cartridge system, manufacturer’s installation instructions, and certified results of tests, either by a private testing laboratory or the manufacturer, indicating compliance with the above requirements.

Unless shown otherwise, do note use epoxy cartridge systems when:

1.	Temperature of concrete is above 110°F or below 40°F

2.	There is a likelihood of fire

3.	Coated bars or rods are specified unless the embedment depth is increased by 50 percent

Provide epoxy cartridges clearly and permanently marked with the manufacturer’s name, model number of epoxy cartridge system, manufacturing date, and lot number. For each carton of epoxy cartridges, provide the manufacturer’s recommended installation procedures, minimum cure time, and such warning or precautions concerning the contents as may be required by State or Federal Laws and Regulations.

Provide a certificate of compliance with each shipment of the epoxy cartridge system, regardless of which epoxy product is furnished, as provided in Section 106-1.05. Provide a certificate of compliance to the Engineer that the repair procedure using the epoxy cartridge system was completed in conformance with the manufacturer's recommendations.

### SECTION 715

# STEEL FOR PILES

## Special Provisions

715-2.02 GENERAL REQUIREMENTS.

1.	Structural Steel for Piling. Add the following:

Furnish "HP" shape piles meeting AASHTO M 270, Grade 50.

Add the following numbered item:

4.	Pile Tip Reinforcing. Use pile tip reinforcement conforming to the requirements of ASTM A 27 Grade 65-35 or ASTM A 148 Grade 90-60. Make each pile tip in one piece of cast steel. Weld tip reinforcing to the piles in conformance with the manufacturer's written directions.

Delete subsection 715-2.03 and replace with the following:

715-2.03 CERTIFICATION. Furnish 4 copies of a certified mill test report covering chemical and physical tests conducted on the steel to the Department for each heat number of metal included in the shipment. In addition to other requirements of Subsection 106-1.08, certificates for steel material shall include information on country of origin, type of steel, Charpy V-notch toughness for base and weld metals, and type of finish coating.

SECTION 716

STRUCTURAL STEEL

Special Provisions

716-2.03 HIGH TENSILE STRENGTH BOLTS. Add the following:

Zinc Coated Load Indicating Washers	ASTM F 959

716-2.06 STEEL PIPE. Add the following:  Grade B.

716-2.07 GALVANIZING. Add the following:

Repair damaged coatings in accordance with ASTM A 780.

716-2.08 CERTIFICATION.  Add the following:  Submit 5 copies of a certified mill test report covering chemical and physical tests conducted on all structural steel to the Department for the material in each shipment.

SECTION 719

STEEL, GRAY-IRON AND MALLEABLE- IRON CASTINGS

Standard Modification

719-2.02 GENERAL REQUIREMENTS.  In Gray-Iron Castings, delete text and replace with: AASHTO M 306 and AASHTO M 105, Class 35B.  E47(01/27/07)

Replace Section 720 with the following:

SECTION 720

BEARINGS

Special Provisions

720-2.01 ELASTOMERIC BEARING PADS. Elastomeric bearing pads include plain pads, consisting of elastomer only, and laminated pads with steel laminates.

1.	General. Meet AASHTO M 251, with the following revisions:

4.1 Properties of the Elastomer. Replace the first sentence with the following: Use elastomeric compound in the construction of the bearings containing only virgin natural polyisoprene (natural rubber) as the raw polymer. Do not use neoprene. Properties and requirements elsewhere in AASHTO M 251 pertaining solely to polychloroprene (neoprene) do not apply.

Use elastomer compound classified as low temperature Grade 5 and meeting the requirements of paragraph 8.9.

Add the following paragraph:

5.5. Fabricate pads over 3/4 inch thick with alternating laminations of elastomer and metal or fabric reinforcements. The outside laminations must be metal or fabric with a minimum elastomer cover as shown on the Plans.

2.	Certification of Compliance. Furnish a certificate of compliance according to Subsection 106-1.05 from the elastomeric bearing pad fabricator certifying that all requirements of AASHTO M 251, as modified by this section, have been met. Include test results of applicable requirements of AASHTO M 251.

720-2.02 EPOXY ADHESIVE FOR ELASTOMERIC BEARING PADS. Meet AASHTO M 235, Type IV, Grade 3, Class A.

## SECTION 724

# SEED

# Special Provisions

724-2-02. MATERIALS.  Delete Table 724-1 and substitute with the following:

TABLE 724-1

Seed Requirements

| Species | Sproutable Seed*, %, Min. |
| --- | --- |
| Arctared Red Fescue | 78 |
| Egan American Sloughgrass | 67 |
| Norcoast Bering Hairgrass | 71 |
| Nortran Tufted Hairgrass | 71 |
| Wainwright Slender Wheatgrass | 88 |
| Alyeska Polargrass | 71 |
| Bluejoint | 71 |
| Tilesy Sagebrush | 71 |
| Tundra Glaucous Bluegrass | 76 |
| Gruening Alpine Bluegrass | 72 |
| Nugget Kentucky Bluegrass | 76 |
| Beach Wildrye | 70 |
| Annual Ryegrass | 76 |
| Perennial Ryegrass | 76 |

* Sproutable Seed is the mathematical product of Germination and Purity.

(01/27/07)R52USC

SECTION 730

SIGN MATERIALS

# Special Provisions

730-2.04 SIGN POSTS.  Add the following item:

7.	Structural Tubing and W-Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501. The tubing shall be square and of the dimensions called for in the Plans with 0.2-inch thick walls.  0.4-inch diameter holes shall be drilled as required to permit mounting of the sign.

b.	W-shape beams shall conform to ASTM A36.

c.	Structural tubing and W-shape beams shall be hot dip galvanized according to 1.b. of this subsection.  Damaged and abraded tubes and beams shall be repaired according to 1.c. of this Subsection.

(06/22/04)R81USC04

APPENDIX A

PERMITS

APPENDIX B

EROSION AND SEDIMENT CONTROL PLAN

APPENDIX C

CONSTRUCTION SURVEYING REQUIREMENTS

# APPENDIX D

# MATERIALS CERTIFICATION LIST

APPENDIX E

MEMORANDUM OF AGREEMENT (MOA) and TEMPORARY CONSTRUCTION EASEMENT  (TCE) INDEX

# APPENDIX F

ELECTRICAL FACILITY CLEARANCE REQUIREMENTS FOR CONSTRUCTION OR MAINTENANCE NEAR ELECTRICAL FACILITIES

APPENDIX G

ENSTAR’S SAFETY REQUIREMENTS

FOR EXCAVATION ADJACENT TO NATURAL GAS PIPELINES