SPECIAL NOTICE TO BIDDERS

All technical questions shall be directed to Mr. Dennis W. Morford, Project Manager, 4111 Aviation Drive, Anchorage, (907) 266-1528.  Normal office hours are 7:30 AM to 11:30 AM and 12:30 PM to 4:00 PM.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the Second Paragraph in its entirety. (5/12/89)

Special Provisions

102-1.01  Qualification of Bidders.  Add the following:  The bidder, by signing the proposal and under penalty of perjury under the laws of the United States, certifies that, except as may be noted on the proposal, the bidding firm or any person associated therewith is not currently under suspension, debarment, voluntary exclusion, or determination of ineligibility by any federal agency; has not been suspended, debarred, voluntarily excluded or determined ineligible by any federal agency within the past 3 years; does not have a proposed debarment pending; and has not been indicted, convicted, or had a civil judgement rendered against (it) by a court of competent jurisdiction in any matter involving fraud or official misconduct within the past 3 years.

Exceptions to the above shall be noted by the bidder on the proposal or on an attachment thereto.

Exceptions will not necessarily result in denial of award, but will be considered in determining bidder responsibility.  For any exception noted, indicate to whom it applies, initiating agency, and dates of action.  Providing false information may result in criminal prosecution or administrative sanctions.  (3/18/88)

102-1.06   Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  this limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07   Non-Responsive Proposals.  Delete the second paragraph under Item 3.

Standard Modifications

102-1.07  Non-Responsive Proposals.  Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)

102-1.12  Addenda Requirements.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Standard Modifications

103-1.01  Consideration of Proposals.  Add the following:  The apparent low bidder shall, within 5 working days following the bid opening, submit either a list of all firms with which the prime contractor intends to execute subcontracts for the performance of the contract or a statement that the bidder intends to perform the work without subcontractors.  The list shall include the name, business address, Alaska business license number and Contractor's registration number of each proposed subcontractor.

If the apparent low bidder fails to submit either a list of subcontractors or a statement that the bidder intends to perform the work without subcontractors, the apparent low bidder will be found not to be a responsible bidder and may be held to forfeit the bid security.  The Department will then consider the next lowest bidder for the award of the contract.

If the apparent low bidder fails to list a subcontractor or lists more than one subcontractor for the same portion of work and the value of that work is in excess of one-half of one percent of the total bid, the bidder agrees that it shall be considered to have agreed to perform that portion of work without the use of a subcontractor and to have represented that the bidder is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this section by listing as a subcontractor another contractor who, in turn, sublets the majority of the work required under the contract, violates this section.

If a contract is awarded to a bidder who violates this section, the bidder agrees that the Contracting Officer may:

1.cancel the contract without any damages accruing to the State; or

2.after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.fails to comply with AS 08.18;

2.files for bankruptcy or becomes insolvent;

3.fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith;

4.fails to obtain bonding;

5.fails to obtain insurance acceptable to the State;

6.fails to perform the contract with the bidder involving work for which the subcontractor was listed;

7.must be substituted in order for the prime contractor to satisfy required State and Federal affirmative action requirements;

8.refuses to agree or abide with the bidder's labor agreement; or

9.is determined by the Contracting Officer not to be responsible.  (5/12/89)

SECTION 104

SCOPE OF WORK

Special Provisions

104-1.02  Changes.  Delete the first three paragraphs and substitute the following:  The Engineer reserves the right to make, in writing, at any time during the work, such changes in quantities and such alterations in the work as are necessary to satisfactorily complete the project.  Such changes in quantities and alterations shall not invalidate the contract nor release the surety, and the Contractor agrees to perform the work as altered.

If the alterations or changes in quantities significantly change the character of the work under the contract, whether or not changed by any such different quantities or alterations, an adjustment, excluding loss of anticipated profits, will be made to the contract.  The basis for the adjustment shall be agreed upon prior to the performance of the work.  If a basis cannot be agreed upon, then an adjustment will be made either for or against the Contractor in such amount as the Engineer may determine to be fair and equitable.

If the alterations or changes in quantities do not significantly change the character of the work to be performed under the contract, the altered work will be paid for as provided elsewhere in the contract.

The term "significant change" shall be construed to apply only to the following circumstances:

1.When the character of the work as altered differs materially in kind or nature from that involved or included in the original proposed construction, or

2.When a major item of work, as defined elsewhere in the contract, is increased in excess of 125 percent or decreased below 75 percent of the original contract quantity.  Any allowance for an increase in quantity shall apply only to that portion in excess of 125 percent of original contract item quantity, or in case of a decrease below 75 percent, to the actual amount of work performed.  (4/13/89)

Standard Modifications

104-1.02  Changes.  Add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)

Special Provisions

104-1.03  Differing Site Conditions.  Delete in its entirety and substitute the following:  During the progress of the work, if subsurface or latent physical conditions are encountered at the site differing materially from those indicated in the contract or if unknown physical conditions of an unusual nature, differing materially from those ordinarily encountered and generally recognized as inherent in the work provided for in the contract, are encountered at the site, the party discovering such conditions shall promptly notify the other party in writing of the specific differing conditions before they are disturbed and before the affected work is performed.

Upon written notification, the Engineer will investigate the conditions, and if he determines that the conditions materially differ and cause an increase or decrease in the cost or time required for the performance of any work under the contract, an adjustment, excluding loss of anticipated profits, will be made and the contract modified in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment which results in a benefit to the Contractor will be allowed unless the Contractor has provided the required written notice.  (4/13/89)

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract including cost or pricing data submitted under Subsection 104-1.02, Alteration of Plans or Work.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.  (5/12/89)

Special Provisions

105-1.06  Cooperation with Utilities.  Add the following:  The Contractor shall request locates from all of the Utilities having facilities in the area.  Their telephone numbers are as follows:

Anchorage Telephone Utility              564-1555

Anchorage Water and Wastewater Utility   564-2762

Chugach Electric Association             562-2278

DOT/PF Maintenance & Operations          333-2411

ENSTAR Natural Gas Company               264-3740

Sonic Cable Television                   562-3133

Municipal Light and Power                263-5441

Municipal Traffic Operations             786-8355

Matanuska Electric Association           745-3231

Matanuska Telephone Association          745-3121

105-1.12  Load Restrictions.  Delete  the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles travelling with the general public, unless allowed for use by an approved Traffic Control Plan. (2/7/89)

Standard Modifications

105-1.15  Project Completion.  In the third paragraph, insert the following immediately after "maintenance responsibilities":  ", with the exception of further requirements as specified under Subsection 618-3.04, Maintenance of Seeded Areas,".  (5/12/89)

105-1.17  Claims for Adjustment and Disputes.  Add the following, after the ninth paragraph:  The Contractor shall certify that the claim is made in good faith, that the supporting data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the contractor believes the Department is liable. (5/12/89)

Special Provisions

105-1.17  Claims for Adjustment and Disputes.  Add the following:  Legal actions will be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/29/87)

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel products which are to be incorporated into the work shall be produced in the United States except that minor amounts of steel products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract cost, or $2500, whichever is greater.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel products into the project.  (11/9/84)

106-1.02  Local Material Sources.  Add the following to Item 1. General:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (2/10/88)

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.01  Laws to be Observed.  Add the following:  Specific Equal Employment Opportunity Responsibilities of Federal-Aid Construction Contractors.

1.	General

a.Equal employment opportunity requirements not to discriminate and to take affirmative action to assure equal employment opportunity as required by Executive Order 11246 and Executive Order 11375 are set forth in Required Contract Provisions (Form 25D-55) and these Special Provisions which are imposed pursuant to Section 140 of Title 23, U.S.C., as established by Section 22 of the Federal-Aid Highway Act of 1968.  The requirements set forth in these Special Provisions shall constitute the specific affirmative action requirements for project activities under this contract and supplement the equal employment opportunity requirements set forth in the Required Contract Provisions.

b.The Contractor will work with the State highway agencies and the Federal Government in carrying out equal employment opportunity obligations and in their review of his/her activities under the contract.

c.The Contractor and all his/her subcontractors holding subcontracts not including material suppliers, of $10,000 or more, will comply with the following minimum specific requirement activities of equal employment opportunity:  (The equal employment opportunity requirements of Executive Order 11246, as set forth in Volume 6, Chapter 4, Section 1, Subsection 1 of the Federal-Aid Highway Program Manual, are applicable to material suppliers as well as contractors and subcontractors.)  The Contractor will include these requirements in every subcontract of $10,000 or more with such modification of language as is necessary to make them binding on the subcontractor.

2.	Equal Employment Opportunity Policy.

The contractor will accept as his operating policy the following statement which is designed to further the provision of equal employment opportunity to all persons without regard to their race, color, religion, sex, or national origin, and to promote the full realization of equal employment opportunity through a positive continuing program:

It is the policy of this Company to assure that applicants are employed, and that employees are treated during employment, without regard to their race, religion, sex, color, or national origin.  Such action shall include:  employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship, preapprentice-ship and/or on-the-job training.

3.	Equal Employment Opportunity Officer

The contractor will designate and make known to the State highway agency contracting officers and equal employment opportunity officer (hereinafter referred to as the EEO Officer) who will have the responsibility for and must be capable of effectively administering and promoting an active contractor program of equal employment opportunity and who must be assigned adequate authority and responsibility to do so.

4.	Dissemination of Policy

a.All members of the contractor's staff who are authorized to hire, supervise, promote, and discharge employees, or who recommend such action, or who are substantially involved in such action, will be made fully cognizant of, and will implement, the contractor's equal employment opportunity policy and contractual responsibilities to provide equal employment opportunity in each grade and classification of employment.  To ensure that the above agreement will be met, the following actions will be taken as a minimum:

(1)Periodic meetings of supervisory and personnel office employees will be conducted before the start of work and then not less often than once every six months, at which time the contractor's equal employment opportunity policy and its implementation will be reviewed and explained.  The meetings will be conducted by the EEO Officer or other knowledgeable company official.

(2)All new supervisory or personnel office employees will be given a thorough indoctrination by the EEO Officer or other knowledgeable company official covering all major aspects of the contractor's equal employment opportunity obligations within thirty days following their reporting for duty with the contractor.

(3)All personnel who are engaged in direct recruitment for the project will be instructed by the EEO Officer or appropriate company official in the contractor's procedures for locating and hiring minority group employees.

b.In order to make the contractor's equal employment opportunity policy known to all employees, prospective employees and potential sources of employees, i.e., schools, employment agencies, labor unions (where appropriate), college placement officers, etc., the contractor will take the following actions:

(1)Notices and posters setting forth the contractor's equal employment opportunity policy will be placed in areas readily accessible to employees, applicants for employment and potential employees.

(2)The contractor's equal employment opportunity policy and the procedures to implement such policy will be brought to the attention of employees by means of meetings, employee handbooks, or other appropriate means.

5.	Recruitment

a.When advertising for employees, the contractor will include in all advertisements for employees the notation:  "An Equal Opportunity Employer."  All such advertisements will be published in newspapers or other publications having a large circulation among minority groups in the area form which the project work force would normally be derived.

b.The contractor will, unless precluded by a valid bargaining agreement, conduct systematic and direct recruitment through public and private employee referral sources likely to yield qualified minority group applicants, including, but not limited to, State employment agencies, schools, colleges and minority group organizations.  To meet this requirement, the contractor will, through his EEO Officer, identify sources of potential minority group employees, and establish with such identified sources procedures whereby minority group applicants may be referred to the contractor for employment consideration.

In the event the contractor has a valid bargaining agreement providing for exclusive hiring hall referrals, he is expected to observe the provisions of that agreement to the extent that the system permits the contractor's compliance with equal employment opportunity contract provisions.  (The U.S. Department of Labor has held that where implementation of such agreements have the effect of discriminating against minorities or women, or obligates the contractor to do the same, such implementation violates Executive Order 11246, as amended.)

c.The contractor will encourage his present employees to refer minority group applicants for employment by posting appropriate notices or bulletins in areas accessible to all such employees.  In addition, information and procedures with regard to referring minority group applicants will be discussed with employees.

6.	Personnel Actions

Wages, working conditions, and employee benefits shall be established and administered, and personnel actions of every type, including hiring, upgrading, promotion, transfer, demotion, layoff, and termination, shall be taken without regard to race, color, religion, sex, or national origin.  The following procedures shall be followed:

a.The contractor will conduct periodic inspections of project sites to insure that working conditions and employee facilities do not indicate discriminatory treatment of project site personnel.

b.The contractor will periodically evaluate the spread of wages paid within each classification to determine any evidence of discriminatory wage practices.

c.The contractor will periodically review selected personnel actions in depth to determine whether there is evidence of discrimination.  Where evidence is found, the contractor will promptly take corrective action.  If the review indicates that the discrimination may extend beyond the actions reviewed, such corrective action shall include all affected persons.

d.The contractor will promptly investigate all complaints of alleged discrimination made to the contractor in connection with his obligations under this contract, will attempt to resolve such complaints, and will take appropriate corrective action within a reasonable time.  If the investigation indicates that the discrimination may affect persons other than the complainant, such corrective action shall include such other persons.  Upon completion of each investigation, the contractor will inform every complainant of all of his avenues of appeal.

7.	Training and Promotion

a.The contractor will assist in locating, qualifying, and increasing the skills of minority group and women employees, and applicants for employment.

b.Consistent with the contractor's work force requirements and as permissible under Federal and State regulations, the contractor shall make full use of training programs, i.e., apprenticeship, and on-the-job training programs for the geographical area of contract performance.  Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.  In the event the Training Special Provision is provided under this contract, this subparagraph will be superseded as indicated.

c.The contractor will advise employees and applicants for employment of available training programs and entrance requirements for each.

d.The contractor will periodically review the training and promotion potential of minority group and women employees and will encourage eligible employees to apply for such training and promotion.

8.	Unions

If the contractor relies in whole or in part upon unions as a source of employees, the contractor will use his/her best efforts to obtain the cooperation of such unions to increase opportunities for minority groups and women within the unions, and to effect referrals by such unions of minority and female employees.  Actions by the contractor either directly or through a contractor's association acting as agent will include the procedures set forth below:

a.The contractor will use best efforts to develop, in cooperation with the unions, joint training programs aimed toward qualifying more minority group members and women for membership in the unions and increasing the skills of minority group employees and women so that they may qualify for higher paying employment.

b.The contractor will use best efforts to incorporate an equal employment opportunity clause into each union agreement to the end that such union will be contractually bound to refer applicants without regard to their race, color, religion, sex, or national origin.

c.The contractor is to obtain information as to the referral practices and policies of the labor union except that the extent such information is within the exclusive possession of the labor union and such labor union refuses to furnish such information to the contractor, the contractor shall so certify to the State highway department and shall set forth what efforts have been made to obtain such information.

d.In the event the union is unable to provide the contractor with a reasonable flow of minority and women referrals within the time limit set forth in the collective bargaining agreement, the contractor will, through independent recruitment efforts, fill the employment vacancies without regard to race, color, religion, sex, or national origin, making full efforts to obtain qualified and/or qualifiable minority group persons and women.  (The U.S. Department of Labor has held that it shall be no excuse that the union with which the contractor has a collective bargaining agreement providing for exclusive referral failed to refer minority employees.)  In the event the union referral practice prevents the contractor from meeting the obligations pursuant to Executive Order 11246, as amended, and these special provisions, such contractor shall immediately notify the State highway agency.

9.	Subcontracting

a.The contractor will use his best efforts to solicit bids from and to utilize minority group subcontractors or subcontractors with meaningful minority group and female representation among their employees.  Contractors shall obtain lists of minority-owned construction firms form State highway agency personnel.

b.The contractor will use his best efforts to ensure subcontractor compliance with their equal employment opportunity obligations.

10.	Records and Reports

a.The contractor will keep such records as are necessary to determine compliance with the contractor's equal employment opportunity obligations.  The records kept by the contractor will be designed to indicate:

(1)the number of minority and nonminority group members and women employed in each work classification on the project,

(2)the progress and efforts being made in cooperation with unions to increase employment opportunities for minorities and women (applicable only to contractors who rely in whole or in part on unions as a source of their work force),

(3)the progress and efforts being made in locating, hiring, training, qualifying, and upgrading minority and female employees, and

(4)the progress and efforts being made in securing the services of minority group subcontractors or subcontractors with meaningful minority and female representation among their employees.

b.All such records must be retained for a period of three years following completion of the contract work and shall be available at reasonable times and places for inspection by authorized representatives of the State highway agency and the Federal Highway Administration.

c.The contractors will submit an annual report to the State highway agency each July for the duration of the project, indicating the number of minority, women, and non-minority group employees currently engaged in each work classification required by the contract work.  This information is to be reported on Form PR 1391.  If on-the-job training is being required by "Training Special Provision", the contractor will be required to furnish State of Alaska Form 25A-312.  (Revision 4/8/83)

107-1.08  Railway Highway Provisions.  Delete the second paragraph and add the following:

1.	Definition of Terms.

a.Manager of Telecommunications and Signaling - means the person employed by the Railroad as head of its Telecommunications Department or  his authorized representative.

b.Chief Engineer - means the person employed by the Railroad as head of its Engineering Department, or his authorized representative.

c.Contracting Officer - means the person authorized by the Railroad to execute contractual agreements on behalf of the Railroad.

d.Facility - means any improvements owned by the Department which are to be placed on Railroad property in accordance with a written permit executed by the Railroad and the Department.

e.Permit Area - means the space on Railroad property that is or will be occupied by the Facility plus reasonable working area and reasonable ingress and egress to the Facility.

f.Railroad - means the Alaska Railroad Corporation, P.O. Box 107500, Anchorage, Alaska  99510-7500.

g.Railroad Property - means all lands owned or withdrawn for the use of the Railroad, in and including the Railroad's track right-of-way and communications pole right-of-way.

h.Trackwork - means all work on the line from the bottom of ballast to the top of rail.

i.Track Materials - means all hardware, excluding signals and controllers, associated with the running of a railroad.

2.	General Requirements.

a.All construction, reconstruction, operation and maintenance on Railroad property shall be performed in compliance with these Specifications.

b.Failure to comply with these Specifications  shall result in the demand by the Railroad through the Department for the Contractor to suspend all work on Railroad property.  The Contractor shall comply immediately upon notification from the Department, either verbal or written.

c.All work on or about the Railroad property shall be performed by experienced personnel in a safe and workmanlike manner in keeping with approved Railroad practices, and as specified herein.  Railroad traffic and property shall be protected at all times.

d.The safety and continuity of the operation of the traffic shall be of first importance and shall be at all times protected and safeguarded.  The Contractor and his subcontractors shall be required to perform and arrange their work accordingly.  Wherever, in the judgement of the Chief Engineer, the work or its performance may affect or involve the safety of the Railroad's facilities and operation of its railroad, the method of doing such shall first be submitted by the Department to the Chief Engineer for his approval, without which it shall not be commenced or prosecuted.  The approval of the Chief Engineer, when given, shall not be considered as a release from responsibility of liability for any damage which the Railroad may suffer or for which it may be liable, as a result of the acts of the Contractor, his subcontractor or employees.

e.Whenever in the opinion of the Chief Engineer, the construction may cause a hazard to the safe operation of the Railroad, the Railroad may at its discretion, place at the site of the work the required number of qualified employees to protect its operations.  The providing of such employees and such other precautions as may be taken shall not relieve the Contractor and his subcontractors from liability for the payment of damages caused by their operations.  The Railroad shall be the sole judge of necessity, as to the number and classification of employees required.  All Railroad cost and expense for providing such employees shall be collected from the Department.

f.The Contractor shall comply with all Federal, State and local governmental regulations applicable to the construction or installation of the facility.

3.	Insurance Requirements.

a.The Contractor shall comply with all insurance requirements and conditions specified under subsection 103-1.05, except that the following minimum limits shall apply for comprehensive or general liability insurance:

Bodily Injury - $1,000,000 each occurrence

(Premises Operations)

(Independent Contractors)

(Products)

(Completed Operations)

Property Damage - $1,000,000 each occurrence

(Premises Operations)

(Independent Contractors)

(Products)

(Completed Operations)

(Blanket Contractual)

b.Prior to commencement of work on Railroad property, the Contractor shall provide evidence of Railroad Protective Liability insurance (Alaska Railroad Corporation as insured) with the following limits:

Bodily Injury - $1,000,000 per occurrence

Property Damage - $1,000,000 per occurrence

4.	Notice.

a.The Contractor shall give written notice to the Department and the Railroad not less than ten (10) days in advance of the commencement of any construction, reconstruction or major maintenance activity on Railroad Property, in order that the necessary arrangements may be made for the protection of the Railroad's operation.  This notice shall include the proposed work on Railroad property, schedule of work, and the names of the subcontractor who may also be working on Railroad property.

b.A pre-construction meeting shall be held with the Railroad's Chief Engineer and representatives of the Department and contractors prior to the commencement of any work on Railroad Property by the Contractor or his subcontractors.

5.	Flag Protection.

a.Whenever Railroad flag protection is required in the specifications, this flag protection shall be provided by person(s) authorized by the Railroad.  Each person so authorized shall have met the Railroad's qualifications for flagmen.  Railroad flag protection is to insure the safe movement of trains and other rail traffic and shall be done in strict accordance with the Railroad rules on flagging.

b.The Contractor shall, insure that qualified flagmen are on duty during the progress of the work.  The Railroad will decide the number of flagmen necessary to adequately protect Railroad traffic.  Payment for the flagmen will be made by the Department to the Railroad through an agreement between the two parties.  Should the Contractor call for flagmen and through no fault of the Department or the Railroad the flagmen are not needed, payment for the flagmen will be deducted from pay item no. 617(1), Railroad Crossing.

c.Vehicles and other construction equipment shall not be parked or operated closer than twenty (20) feet from centerline of any track without Railroad flag protection provided in accordance with Section 5a.

d.The Contractor shall arrange with the Railroad to keep himself informed of the time of arrival of all trains and shall entirely stop any of the operations which might be or cause a hazard to the safe passage of the train past the site of the work from ten (10) minutes before the expected arrival of the train until it has passed.

6.	Train Delays.

a.All work on Railroad property shall be conducted in such a manner as to prevent delays to trains or other Rail traffic operated by the Railroad.

b.Should any of the Contractor's or subcontractor's actions or activities cause delays to trains or other rail or water traffic, the agreed amount of liquidated damages shall be at the following rates and shall be collected from the Contractor.

Passenger Trains    -   $50.00 per minute for

each delay. 60 minute

minimum charge.

All other trains     -  $50.00 per minute for

and rail traffic        each delay over  five

minutes.   30  minute

minimum charge.

Rail barges, train-  -  No charge for  delays

ships, or other         of   hour   or  less,

connecting water        $1,000.00   per  hour

carrier vessels         for  each hour or any

part   of   an   hour

thereafter   with   a

minimum   charge   of

$6,000.00.

c.Delay time will be taken from the train sheet in the Railroad Dispatcher's Office, in Anchorage, (265-2649) for all delays and such train sheet shall be the official document by which the length of time a train is delayed will be determined.  If another crew is needed to relieve the original crew, the charge shall also apply to the second crew.  If such delay causes a water carrier to miss a sailing, the liquidated damage computation of time covering the period of time to the next possible sailing time shall be in addition to the length of time determined by said train sheet.

7.Protection of Railroad Communication Lines

a.All work on Railroad property shall be conducted in such a manner as to protect the Railroad's communications facilities at all times from outages resulting directly or indirectly from the Contractor's of his subcontractor's or his subcontractor's, operations.

b.Should any of the Contractor's or his subcontractors operations cause outages to said communications facilities, the agreed amount of liquidated damages shall be at the following rates and shall be collected from the Contractor:

Open wire commun-    -   $1.00 per minute per

ication circuits          circuit

Communication cable  -   $5.00 per minute per

cable

c.A minimum charge of $250.00 will be made for each outage.  (Note:  A ten wire open wire communication line could have as many as 30 circuits.)  The outage time shall be that as established by the Railroad's Test Board, Anchorage.

d.There shall be no equipment worked on excavation within fifteen (15) feet of any Railroad communication pole guy, anchor, or other communications apparatus unless authorized in advance by the Manager of Telecommunications and Signaling.

8.	Railroad Crossings.

a.Whenever automatic railroad crossing signals are in the permit area, these signals must remain in operating condition at all times.  If, as a result of the Contractor's activities on the facility, the signals become inoperable the crossing shall be continuously protected until the signals are again operable.  See Section 5 for specifications.

b.When regular railroad crossings are used as haul routes inside or outside the permit area, flagmen shall be provided by the Contractor for said crossings in all stipulations at the discretion of the Railroad.

c.Temporary road crossings may be installed, provided the Contractor has acquired from the Railroad a temporary road crossing permit for said crossing.

The temporary crossing shall be constructed to the standards specified in the temporary crossing permit.  All protective signs required by the Railroad shall be provided and properly maintained by the Contractor.  When a temporary railroad crossing is in use, Railroad flag protection shall be provided at all times in accordance with section 5, Flag Protection.  When not in use during the winter season, the temporary crossing shall be barricaded as per section 8e of these provisions.  Upon completion of the work or termination of the permit, the temporary railroad crossing shall be removed and the area restored to its original condition.  The temporary road crossing shall be installed under Railroad flag protection in accordance with 5 of these specifications.

d.The flange ways of all road crossings used by the Contractor or subcontractor as haul routes or temporary road crossings shall be kept free of gravel at all times and shall otherwise be maintained to the satisfaction of the Chief Engineer.

e.When a temporary or private road crossing is not in use, the Contractor shall provide suitable barricades (gates with padlocks, posts driven into the ground, etc.) to prevent vehicular access to the crossing.

f.The Contractor agrees that all others using the temporary road crossing, except the Railroad and its employees, shall be considered agents of the Contractor.

9.	Power and Communication Lines.

a.All power and communication lines shall be designed and constructed in accordance with National Bureau of Standards "Safety Rules for the Installation and Maintenance of Electric Supply and Communications Lines," National Bureau of Standard Handbook 81.

b.Underground power and communication lines shall be installed in accordance with section 10 of these specifications.  Whenever an underground power or communication line crosses underneath a track, a casing pipe shall be installed for carrying such lines.

c.The minimum clearance above the top of a rail of the Railroad track shall be in accordance with the handbook referenced in section 9a, plus six (6) inches to allow for future grade raises.

d.The minimum clearance above the Railroad communication lines shall be in accordance with the handbook referenced in section 9a.

e.Additional lines may not be added, or the characteristics of the line(s) changed without written approval of the Railroad's Contracting Officer.

f.Wires shall be strung across the Railroad tracks only when Railroad flag protection is provided in accordance with section 5 of these specifications.

g.No wires shall be strung across the Railroad's communication lines without first receiving approval from the Railroad's Manager of Telecommunications and Signaling therefore, and such work must be accomplished only at a time and in a manner prescribed by said Manager of Telecommunications and Signaling.

10.Underground Facilities.

a.All underground utilities, including culverts, pipelines and underground power and communication lines, on Railroad property shall conform to the current AREA Specifications.

b.Unless another method is authorized in advance and in writing by the Chief Engineer, all underground facilities shall be installed under tracks and roads by boring, jacking or tunneling.

c.Boring, jacking and tunneling shall be done under Railroad tracks only when Railroad flag protection is provided in accordance with section 5 of these specifications.

d.The proposed plan for boring, jacking or tunneling shall be approved by the Chief Engineer prior to commencing the operation.

e.All boring, jacking or tunneling headings shall be continuously protected against any loss of ground material by shoring or cribbing as necessary.

11.	Open Trenching.

a.Only when authorized in advance and in writing by the Chief Engineer shall any portion of the track be removed to allow trenching for installation of the facility.

b.If allowed to open trench, the track may be removed from service only at the time authorized by the Chief Engineer and shall be restored to service within the time period specified by the Chief Engineer.  Should the track not be restored to service within the time period specified, the agreed amount of liquidated damages shall be at the rate specified in the written authorization allowing the open trenching or the liquidated damages in accordance with section 6 of these specifications, whichever is greater and shall be collected from the Contractor by the Railroad.

c.All track work shall be accomplished by qualified trackmen.

d.The backfill of the trench under the track and in the roadbed prism shall be of the same type of material as taken out, except the top 2 feet shall be clean pit run gravel.  Backfilling and compaction in the area affecting the roadbed prism shall be in accordance with the requirements of Section 204.

12.	Excavations.

a.Unless authorized in advance and in writing by the Railroad, the top of any excavation shall not be within twenty (20) feet of center line of any track.

b.No water shall be allowed to stand in open excavations in the track area.

c.Bridging and shoring shall be adequate to safely carry Railroad traffic and the decision of the Railroad pertaining to same shall be final.

d.All open excavations shall be continuously protected by flags, barricades or watchmen, as directed by the Railroad.

e.No excavation shall be left open more than three days, unless authorized by the Chief Engineer.

f.The Railroad embankment, and cut slopes, shall not be disturbed any more than necessary to accommodate the construction and shall be left in a stabilized condition.

g.Railroad ditches, culverts and roadways shall be kept clean and free of rock, gravel, construction debris and equipment at all times.

13.	Railroad Inspectors.

a.The Railroad may furnish an inspector during the periods of construction on Railroad property.  The Railroad inspector will inspect the removal and replacement of tracks, excavation, backfill, necessary bridging for tracks, shoring, flagging, lighting, clearances, etc., when necessary.  The Railroad inspector will work directly with the representative of the Department and the decision of the Railroad inspector in matters pertaining to Railroad operations and safety shall be final.  In the event more than one shift is worked, a Railroad inspector will be required for each shift.  Presence or absence of a Railroad inspector shall not relieve the Contractor of liability for damage done to property of the Railroad, Railroad lessees or permittees having installations on Railroad property.

14.	Use of Explosives.

a.The use of explosives shall be done in compliance with all applicable Federal, State and local laws and ordinances regarding the same.

b.No blasting of any kind will be permitted unless the Contractor thoroughly safeguards the movement of trains and other rail traffic and personnel in the area where such blasting is being conducted.  Before blasting, Railroad flag protection in accordance with section 5 of these specifications, shall be provided on each side of the blast area by the Contractor.  This flag protection shall not be removed until the track is inspected for damage from the blast.

c.The Contractor will notify the Alaska Railroad Inspector and the Project Engineer of the exact time of each blast at least two hours before it is set off.

15.	Snow Removal.

a.Snow removal operations shall be conducted in such a manner as to not place snow (1) upon the tracks of the Railroad, (2) where it interferes with the normal operation of the automatic crossing signals, (3) impairs the visibility of either highway or rail traffic at the crossing.

b.Snow removal operations shall be conducted in accordance with section 5, of these specifications.

16.	Clean-Up.

a.At all times, all work and activities on the Facility shall be accomplished in such a manner as to keep the Railroad property in a neat and orderly condition satisfactory to the Railroad.

b.Upon completion of work, all equipment and unused materials shall be removed and the Railroad property shall be left in a neat and clean condition satisfactory to the Railroad.

c.Should the Contractor or subcontractor fail to comply with sections 16a and 16b above, the Railroad may perform the required clean-up.  All Railroad costs and expenses for performing this work shall be collected from the Contractor by the Railroad.

17.	Payment Guarantee.

a.The Department will withhold 10% of the contract price or $10,000.00, whichever is smaller, from the final payment to apply against damages or other direct costs which may be assessed by the Railroad as a result of the Contractor's operations.

b.The amount withheld above shall not be released until after the Department has received a written statement from the Railroad's Contracting Officer agreeing to release the payment.  This amount can be withheld up to twelve months as provided in 11f.  (Revision 05/26/89)

Standard Modifications

107-1.16   Contractor's Responsibility For Utility Property and Service.  Delete "by the local fire authority." From the last sentence in the third paragraph.(5/12/89)

Special Provisions

107-1.16  Contractor's Responsibility for Utility Property and Service.  Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning Utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the Utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.The Utility mislocates the facility in the field by more than 2.5-feet horizontally for non-frozen soil conditions, or

2.When the location or existence of the buried facility is unknown by the Utility.

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Add the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.Alaska Driver's License.

2.Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.Documents showing the driver's ownership interest in the truck including:

a.Truck registration, and

b.Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the contract.  These criteria are:  (1) the owner-operator's right to control the manner in which the work is to be performed;  (2) the owner-operator's opportunity for profit or loss depending upon their managerial skill;  (3) the owner-operator's investment in equipment or materials required for their task, or the employment of helpers;  (4) whether the service rendered requires a special skill;  (5) the degree of permanence of the working relationship;  (6) whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each truck driver that identifies the truck driver as either an employee or owner-operator.  The placard for owner-operators shall identify both the truck driver and the vehicle.  The placard shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

Standard Modifications

108-1.03 Prosecution and Progress.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words " a progress schedule".  (05/12/89)

Special Provisions

108-1.03  Prosecution and Progress.  Add the following:  The construction of this project will be planned and recorded with a conventional Critical Path Method (CPM) schedule.  The schedule shall be used for coordination, monitoring, and payment of all work under the contract including all activity of subcontractors, vendors, and suppliers.

1.	Preparation of Initial Schedule.

At the preconstruction conference, the Contractor shall submit for the Engineer's approval a detailed initial Progress Work Schedule in the activity on arrow format.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project or any milestone shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed schedule are required, the Contractor shall do so promptly.  The schedule must be finalized within 60 days of the Notice to Proceed.  Failure to finalize the schedule by that date will result in withholding all further contract payments until the schedule is finalized.

2.	Schedule Requirements.

All activity on arrow diagrams shall include:

1.	Activity nodes

2.	Activity Description

3.	Activity Duration

The activity on arrow diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and approvals and fabrication and delivery activities.  All network "dummies" are to be shown on the diagram.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

The Contractor shall also provide the following information: work days per week, holidays, number of shifts per day, number of hours per shift, and major equipment to be used.

3.	60 - Day Preliminary Schedule.

Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer's approval of a 60-day preliminary schedule.  This schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates And Progress Payments.

Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the Progress Work Schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.

The Contractor will revise activity on arrow diagrams for the following: resource availability, delay in completion of any critical activity; actual prosecution of the work which is, as determined by the Engineer, significantly different than that represented on the schedule; or the addition, deletion, or revision of activities required by contract modification.  The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

If the Contractor does seek a time extension of any milestone or contract completion date, he shall furnish documentation as required by the Engineer to enable the Engineer to determine whether a time extension is appropriate under the terms of the contract.

It is understood by the Engineer and the Contractor that float is a shared commodity.

The principals involved and terms used in this section are as set forth in the Associated General Contractors of America publication, "The Use of CPM in Construction, A Manual for General Contractors and the Construction Industry", Copyright 1976.

In addition to the CPM Progress Work Schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail work activities, manpower involved by trade, work hours, equipment involved and the location of the work to be performed.

No separate payment for the CPM work schedule and two week work plans will be made.

108-1.05  Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer. (05/02/88)

108-1.06  Determination and Extension of Contract Time.  Add the following:

4.	Suspensions of Work Ordered by the Engineer.  If the performance of all or any portion of the work is suspended or delayed by the Engineer in writing for an unreasonable period of time (not originally anticipated, customary, or inherent to the construction industry) and the Contractor believes that additional compensation and/or contract time is due as a result of such suspension or delay, the Contractor shall submit to the Engineer in writing, a request for adjustment within 7 calendar days of receipt of the notice to resume work.  The request shall set forth the reasons and support for such adjustment.

Upon receipt, the Engineer will evaluate the Contractor's request.  If the Engineer agrees that the cost and/or time required for the performance of the contract has increased as a result of such suspension and the suspension was caused by conditions beyond the control of and not the fault of the Contractor, its suppliers, or subcontractors at any approved tier, and not caused by weather, the Engineer will make an adjustment (excluding profit) and modify the contract in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment will be allowed unless the Contractor has submitted the request for adjustment within the time prescribed.

No contract adjustment will be allowed under this clause to the extent that performance would have been suspended or delayed by any other cause, or for which an adjustment is provided for or excluded under any other term or condition of this contract.  (Revision 04/13/89)

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01   General.  Add the following:  When the pay item contains a letter A or B suffix, it shall refer to the following projects:

A = 1988 Railroad Crossing Improvements

B = Railroad/Highway Signing Improvements

109-1.04  Compensation for Altered Quantities.  In the third indented subparagraph, delete the following:    ", except that the total payment for the item shall not exceed 75% of the total amount bid for the item".  (Revision 04/13/89)

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.

109-1.07   Payment for Materials on Hand.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be at locations approved by the Engineer.

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provision

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, CFR (Code of Federal Regulations), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  Interpretation.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03.3 for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Goal in order to be eligible for award of this contract.

120-3.01  Determination of Compliance.

1.Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.Consideration of all subcontractable items.

2.Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.Meaningful communication with DBEs for specific participation.

5.Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.Providing prospective DBEs with adequate information about requirements of the contract.

7.Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that ALL of the following requirements are met:

1.The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.The Engineer's approval of the subcontract.

c.Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.The work performed must be necessary and useful work required for the execution of the contract.

b.The scope of work must be distinct and identifiable.

c.The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02, Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, ALL of the following criteria have been met:

1.The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02, Good Faith Effort.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Goal those monies allowed by the Engineer in Subsection 120-3.03. paragraph No. 4, as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under Subsection 120-5.01, Basis of Payment.

2.Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.Credit for work by DBE subcontractors and manufacturers is 100 percent.

4.Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01 until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per Subsection 120-3.03, Paragraph No. 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

Payment or Deduction will be made under:

Pay Item No.        Pay Item         Pay Unit

120(1)        DBE Adjustment   Contingent Sum

SECTION 203

EXCAVATION AND EMBANKMENT

Standard Modifications

203-2.05   Borrow.  Add the following:  Borrow, Type A, B or C, when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.(5/12/89)

203-5.01  Basis of Payment.  Change Pay items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (Revision 05/12/89)

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-1.01   Description.  Delete this Subsection in its entirety and replace with the following:  This work shall consist of excavation and shaping of the existing embankment as necessary to construct ditches and an approved surface for placement of crushed aggregate base course, and furnishing and placing one course of crushed aggregate base course in conformance with the plans.  A profile grade shall be established so that the final grade matches existing at the beginning and end of the project and matches the new rubberized crossing surface.

301-2.01   Aggregates.  Delete the second sentence in the first paragraph and substitute the following:  The gradation of base course material shall be D-1 as shown in Table 703-2.

301-3.01   Placing.  Add the following to this subsection.  Excavation and shaping of the embankment shall be accomplished in accordance with the requirements of Section 302, Subgrade Modification.

301-4.01   Method of Measurement.  Add the following:  Excavation and shaping of the existing embankment shall be considered incidental to Item 301(1), Crushed Aggregate Base Course and will not be measured separately for payment.

301-5.01   Basis of Payment.  Add the following:  Work necessary to establish a profile grade shall be paid under pay item 642(1), Construction Surveying.

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-2.04   Asphalt Materials.  Add the following:  AC-5 asphalt cement will be used for the new asphalt concrete pavement mix.

401-3.09   Mixing.  In the second paragraph, delete the second and third sentences in their entirety.

401-3.12  Compaction.  Delete the first and second sentences of the second paragraph.

401-4.01   Method of Measurement.  Delete this subsection in its entirety and substitute the following:  Asphalt concrete shall be measured by the ton in accordance with Section 109, Measurement and Payment.  Asphalt cement and anti-stripping additive will not be measured for payment.

401-5.01   Basis of Payment.  Add the following to the second paragraph:  Asphalt cement and anti-stripping additive will not be paid for directly but will be incidental to Item 401(9), Asphalt Concrete, Type II.

Payment will be made under:

Pay Item No.               Pay Item            Pay Unit

401(9)          Asphalt Concrete, Type II     Ton

SECTION 606

GUARDRAIL

Special Provisions

606-2.01   Materials.  Add the following:  Crash attenuator terminals shall be of the telescoping slotted rail type hereinafter referred to as the Crash Attenuator Terminal (C-A-T), which is manufactured by the Syro Steel Company, Western Division, P. O. Box 99, Centerville, Utah  84014, Phone 801-292-4461.

606-3.01   Posts.  Add the following to the first paragraph:  The foundation type for the Breakaway Cable Terminal Posts shall be the "steel post embedment-soil" option as shown on Standard Drawing G-18.

606-3.02  Rail Elements.  Add the following:  Guardrail elements shall be factory bent for all radii less than 75-feet.

606-3.06   Breakaway Cable Terminal.  Add the following subsection:  Breakaway cable terminals shall be constructed in accordance with Standard Drawings G-14 and G-18.

606-3.07   Special End Anchorage.  Add the following subsection:  Special end anchorages shall be constructed in accordance with the details on the plans.

606-3.08   Embankment Widening.  Add the following subsection:  Embankment widening shall be constructed in accordance with Section 203, Excavation and Embankment.

606-3.09   Crash Attenuator Terminal (C-A-T).  Add the following Subsection:  Crash Attenuator Terminals shall be installed at designated locations in accordance with the manufacturers recommendations.  Each C-A-T shall include all hardware necessary to connect it to a standard w-beam guardrail section.  One set of replacement parts consisting of damage repair packages 1, 2, and 3 shall be supplied and delivered to the State Maintenance Yard, 5700 Tudor Road, Anchorage.

606-3.10  Length of Need Verification.  Add the following subsection:  After shaping the slopes and staking all proposed guardrail locations, the Contractor shall notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer prior to installation.  The Engineer may determine that additional guardrail is necessary, and the Contractor shall comply without delay. (Revision 03/17/86)

Standard Modifications

606-4.01  Method of Measurement.  Delete the last sentence of the first paragraph and substitute the following:  Double faced (and nested) installations will be measured by dividing the number of panels by two, before multiplying by the panel length.  Thrie beam transition pieces shall be measured by multiplying the number of panels by 6.25 feet and shall be paid for at the contract price for Thrie Beam Guardrail.  (Revision 05/12/89)

Special Provisions

606-4.01  Method of Measurement.  Delete the third paragraph and replace with the following:  Breakaway cable terminals shall be measured per each installation which consists of anchor cable assembly, terminal posts, terminal end, and all associated hardware.  Rail elements, standard posts, and blocking for breakaway cable terminals shall be measured as Beam Type Guardrail.

Add the following:

Special end anchorages shall be measured per each installation which consists of all materials from the terminal end to and including the breakaway cable terminal anchor cable assembly, terminal posts, and associated hardware.

Crash Attenuator Terminals (C-A-T) shall be measured per each installed in place.  Each C-A-T shall include all labor and materials required for a complete installation.  The single set of replacement parts shall be incidental to the C-A-T item and no separate measurement will be made.

Embankment widening required for breakaway cable terminals and special end anchorages shall be incidental to the respective bid items and will not be measured separately for payment.

606-5.01   Basis of Payment.  Add the following pay items:

Pay Item No.              Pay Item             Pay Unit

606(8)          Breakaway Cable Terminal       Each

606(9)          Special End Anchorage          Each

606(10)		   Crash Attenuator Terminal (C-A-T)   Each

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01   Description.  Add the following to the last sentence:  and railroad identification tags and crossbucks.

615-2.01   Materials.  Add the following after the first paragraph:  Sign panel thickness shall be .080 inches for all sign panels whose greatest dimension is 36 inches or less.  Sign panel thickness shall be 0.100 inches for all sign panels whose greatest dimension is larger than 36 inches.

615-3.01   Construction Requirements.  Add the following after the fourth paragraph:  When a Standard Sign without post or railroad Crossing I.D. Tag is called for on the plans it will be designated to be mounted on an existing post or delivered to the Alaska Railroad Corporation.  All signs shall be installed using new fastening hardware.

Add the following after the fifth paragraph:  Existing signs to be replaced shall not be removed until replacement signs are installed.

Add the following to the sixth paragraph:  When existing signs are to be salvaged, the remaining foundation shall be removed or obliterated to the level of the surrounding grade or if located within the roadway structural section shall be disposed of in a manner as approved by the Engineer.  All signs and posts at a single installation shall be considered as one unit.

Add the following after the sixth paragraph:  Salvaged sign panels shall be delivered to the nearest State Maintenance Yard.

615-5.01   Basis of Payment.  Add the following:  Obliteration of foundations shall be included in Item 615(7), Salvage Signs.

Add the following pay items:

Pay Item No.            Pay Item             Pay Unit

615(8)       Standard Sign without Post   Square Foot

615(9)       Railroad Crossing I.D. Tag      Each

SECTION 617

RAILROAD CROSSINGS

Special Provisions

617-3.01  Construction Requirements.  Delete subparagraph c. under Item 1. General and substitute the following:  The Alaska Railroad will provide railroad flagging, disconnect the existing track panel prior to removal by the Contractor and reconnect the new track panel after placement by the Contractor.

Add the following to Item 1. General:

e.The Contractor shall install all railroad furnished gate bases, furnish and install the necessary load centers, conduit with pull cord and junction boxes called for on the plans.

Delete Item 4., Railroad Crossing in its entirety and substitute the following:

4.Railroad Crossing.  Construction of a Railroad Crossing shall consist of the following items:

a.Removal of the existing crossing surface, 	 i.e., planks, asphalt, or modular pads.

b.Removal of the track panel, ie.e, rails, ties, and all associated hardware.

c.Excavation of the crossing in accordance with the typical sections shown on the plans.

d.Furnishing and installing new geotextile as shown on the plans.

e.Backfilling with new ballast to original grade.

f.Furnishing and installing a new track panel.

g.Furnishing and installing a temporary wood crossing surface.

h.Reconstruction of the roadway approaches to the crossing.

i.Removal of the temporary wood crossing surface after three days of rail traffic has passed over the crossing.

j.Furnishing and installing a new modular crossing surface.

The track panel shall be constructed in accordance with the specifications and details shown on the plans.  Prior to installation, the track panel shall be approved by the Chief Engineer of the Alaska Railroad.  The completed track panel shall be at the site of the proposed crossing reconstruction, and approved by the Alaska Railroad before the existing crossing is taken out of service.

The modular pads shall be installed in strict accordance with the manufacturer's recommendations.

Coordination of the crossing reconstruction shall be arranged through the Chief Engineer of the Alaska Railroad by the Contractor.

Add the following:

5.	Cantilever Signal Foundation.  Work under this item consists of furnishing and installing cast-in-place concrete cantilever signal foundations as detailed on and at the locations shown on the plans.  Work performed under this item shall be conducted in accordance with Sections 204, Structure Excavation for Conduits and Minor Structures and Section 501, Structural Concrete.  Concrete used shall be Class A.

6.	Railroad Furnished Gate Base.  	Work under this item consists of installing railroad furnished metal gate bases at the locations shown on the plans.

Work performed under this item shall be conducted in accordance with Section 204, Structure Excavation for Conduits and Minor Structures.

7.	Rigid Metal Conduit With Pull Wire.  Work under this item consists of furnishing and installing rigid metal conduit with pull wire of the sizes and at the locations shown on the plans.  Removal of any existing conduit necessary to make connection to new junction boxes, gates, signals or load centers will be included in this item of work.

Work performed under this item shall be in accordance with Sections 204, Structural Excavation for Conduits and Minor Structures and Section 660, Signals and Lighting.

8.	Type II Junction Box. Work under this item consists of furnishing and installing Type II junction boxes at the locations shown and in accordance with the plans and removal of existing junction boxes.

Work performed under this item shall be in accordance with Sections 204, Structural Excavation for Conduits and Minor Structures and Section 660, Signals and Lighting.

9.	Railroad Signal Load Center.  Work under this item consists of furnishing and installing railroad signal load centers at the locations shown and in accordance with the plans.

Work performed under this item shall be in accordance with Sections 204, Structural Excavation for Conduits and Minor Structures and Section 660, Signals and Lighting.

617-4.01   Method of Measurement.  Add the following:  No separate measurement shall be made for removal of existing Junction boxes or removal of and connection to existing Rigid Metal Conduit, jacking, boring, trenching, backfilling or pavement patching.

617-5.01   Basis of Payment.  Add the following:  No separate payment shall be made for removal of existing junction boxes.  Payment for removal of existing junction boxes shall be incidental to Item No. 617(7), Type II Junction Box.  No separate payment shall be made for removal of and connection to existing Rigid Metal Conduit, jacking, boring, trenching, backfilling or pavement patching.  Payment for these items of work shall be incidental to Item No. 617(5), Rigid Metal Conduit With Pull Wire.

Add the following pay item:

Pay Item No.           Pay Item          Pay Unit

617(9)          Railroad Furnished       Each

Gate Base

SECTION 630

GEOTEXTILE FOR EMBANKMENT

SEPARATION AND REINFORCEMENT

Special Provisions

630-4.01  Method of Measurement.  Delete in its entirety and substitute the following:  Railroad Ballast Geotextile will not be measured.

630-5.01  Basis of Payment.  Add the following:  Payment for Railroad Ballast geotextile will not be made separately, but shall be subsidiary to Item 617(1), Railroad Crossing.

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01   Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements" dated June, 1987.  A copy of this document is attached to these Specifications in Appendix A.

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02   Traffic Control Plan.  Add the following to the third paragraph:  All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall include the name and 24-hour telephone number of the Worksite Traffic Safety Supervisor.

643-2.01   Materials.  Add the following under item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8-Feet.

643-3.03   Public Notice.  Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of any scheduled delay, detour or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  All advertisements shall be published in the first section of the Anchorage Daily News and the Anchorage Times  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

643-3.04  Traffic Control Devices.  Add the following:  9.  Construction Equipment.  The Contractor shall address in an approved Traffic Control Plan any measures necessary to safely incorporate the travelling public with construction equipment not meeting the stipulations contained in Subsection 105-1.12, Load Restrictions.  (07/11/88)

643-3.08  Construction Sequencing.  Delete this subsection in its entirety and substitute the following:  This subsection describes the lane configurations required on each roadway within the project.  Restrictions to traffic such as a reduction in the number of lanes, a one lane road operation, or a detour will not be allowed unless described below.

Two road closures per location will be allowed at Oceanview Drive, 104th Avenue, and Northwood Street in order to complete the work required.  Each closure will be limited to one consecutive 24 hour period and shall be between the hours of 6:00 AM Saturday and 8:00 PM Sunday, except no closure will be allowed when the weekend falls within 2 days of any Federal or State holiday.  TCP's for each closure are shown on the plans.

A one lane road operation will be allowed at the Girdwood crossing, Milepoint 91.08 of the Seward Highway.  The hours of operation  shall be between 7:00 PM and 6:00 AM Monday through Thursday, except no restriction to traffic shall occur on a Federal or State holiday.  The location of the detour shall be on the inlet side of the roadway and the final alignment shall be determined in the field by the Engineer.  A TCP for the proposed detour is shown on the plans.  Prior to the construction of the detour the post mounted flashing signal located on the north side of the tracks must be relocated by the Alaska Railroad.  The Contractor shall coordinate with the Alaska Railroad to have this work accomplished.  The Contractor shall provide floodlighting for each flagger station from 1/2 hour after sunset to 1/2 hour before sunrise.

Work at all other locations shall be accomplished without closing the roadway.  Restrictions to traffic such as a reduction in the number of lanes, a one lane road operation or a shoulder work operation will be allowed as approved by the Engineer.

643-4.01  Method of Measurement.  Delete the second sentence of the first paragraph under Item 2 and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted and maintained in place during the life of this contract.

Delete the last sentence of the first paragraph under Item 3. and replace with the following:  The quantities to be paid for shall be the number of hours or days that the setups are installed, accepted and maintained in place during the life of this contract.

SECTION 644

SERVICES TO BE FURNISHED

BY THE CONTRACTOR

Special Provisions

644-1.01   Description.  Add the following:  All facilities shall remain in use for the duration of the contract, for both the 1988 Railroad Crossing Improvements and Railroad/Highway Signing Improvements projects.

SECTION 670

TRAFFIC MARKINGS

Standard Modifications

670-3.01  Construction Requirements.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (Revision 05/12/89)

Special Provisions

670-3.04   Paint Removal.  Change title of Subsection to "Pavement Markings Removal".

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04  Storage And Application Temperatures.  In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max".  (Revision 05/12/89)

SECTION 703

AGGREGATES

Special Provisions

703-2.03  Aggregate for Base.  Add to the requirements:

Plastic Index     AASHTO T-90       6 max.

Standard Modifications

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  Add the following to the end of the second paragraph:  ", including S1.1, Sulfate Soundness Test.  (Revision 05/12/89)

Special Provisions

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  In the third paragraph, after Fine Aggregate, delete the remainder of the sentence after "thereof" and add the following:

The fine aggregate will meet the following requirements:

Plastic Index     AASHTO T-90       4 max.

Sodium Sulfate    AASHTO T-104     15 percent max.

Soundness Loss

SECTION 729

GEOTEXTILES

Special Provisions

729-2.01  Embankment Separation and Reinforcement.  Delete Table 729-1 and substitute the following:

TABLE 729-1

REQUIREMENTS

FOR

RAILROAD BALLAST GEOTEXTILE

_________________________________________________________

Geotextile Property        Test Method         Value_____

Grab Tensile

Strength, lbs.,

min.                       ASTM D 16822          225

Grab Elongation,

% max., at

required tensile

strength                   ASTM D 16822           20

Burst Strength,            ASTM D 751

psi, min.                  (Diaphragm            450

Method)

Trapezoid Tear

Strength, lbs.,

min.                       ASTM D 1117           130

Puncture                   Modified

Strength,                  ASTM D 751

lbs., min.                (Using 5/16"

Flat-Tipped

Rod)                  150

Water                      AASHTO M 288

Permeability               (5 cm. Constant        K(soil)

cm/sec., min.              Head)

_________________________________________________________

1.  Minimum average roll value at 97.5% confidence level

in both directions.

2.  Method 16, using 8" x 4" specimens, 1" wide by 2"

long clamps, tested on a CRE type machine at 12

in./min.

Add the following Section:

SECTION 740

RAILROAD TRACKWORK MATERIALS

Special Provisions

740-1.01  Description.  This work shall consist of furnishing and placing ballast in reasonable conformance with the plans.

740-2.01  Ballast.  Prepared ballast shall be crushed stone, or crushed gravel composed of hard, strong and durable particles, free from injurious amounts of deleterious substances and conforming to these specifications.

Deleterious substances shall not be present in prepared ballast in excess of the following amounts:

%By          Test

Weight       Method

Material finer than No. 200        1.0%   AASHTO T-11 and

Sieve                                     T-27

Soft and Friable pieces            5.0%   AASHTO T-112

The percentage of wear of prepared ballast when tested in accordance with AASHTO T-96 shall not be greater than 45 percent in 500 revolutions.  The soundness of prepared ballast shall be such that when tested in the sodium sulfate soundness test AASHTO T-104, the weighted average loss shall not be in excess of 12 percent after five cycles.

Prepared ballast shall conform to the following requirements for grading.  The grading used shall be the option of the Contractor.

Percent Passing by Weight

Sieve Designation                         G-4

2-inch                                    100

1-1/2 inch                               90-100

1-inch                                   30-65

3/4 inch                                 10-25

1/2-inch                                  0-15

No. 4                                     0-5

Crushed Particles                  Not less than 21%

The grading of prepared ballast shall be determined in accordance with AASHTO T-11 and T-27.  The percentage of crushed particles (fracture faces) in the prepared ballast shall be determined by Alaska T-4.

740-3.01  Construction Requirements.  Ballast shall be placed at the locations shown on the plans in strict accordance with accepted railroad practice.

740-4.01  Method of Measurement.  Ballast will not be measured.

740-5.01  Basis of Payment.  Payment for Ballast will not be made separately but will be subsidiary to Item 617(1), Railroad Crossing.

APPENDIX A

CONSTRUCTION SURVEYING REQUIREMENTS