PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

SPECIFICATIONS

FOR

HIGHWAY CONSTRUCTION

2004 STANDARD SPECIFICATIONS

SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	***deleted***

- Alaska Department of Transportation and Public Facilities publication, Alaska Storm water Pollution Prevention Plan Guide.

c.	Alaska Test Methods Manual (Lab & Field), 2004 Edition.  ($25.00)

- Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Utilities Engineer, (907) 269-0647.

3.	The Department has approved two environmental documents addressing concerns and environmental commitments and they are available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0542.

4.	In the case of a DBE Goal, the Department will modify the contract award process, as follows:

Before the award, the Department has been allowing a low bidder who did not submit sufficient good faith efforts (GFE) documentation to submit additional DBE participation to meet the goal stated in the bid documents then. The FHWA has informed us that this practice is not allowable. If the Contractor submits GFE documentation founded to be insufficient, the bidder is nonresponsive.

For contract DBE requirements, refer to Section 120, DBE Program.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

www.dot.state.ak.us/external/state_wide/dbe/dbe.html

5.	The United States Department of Transportation has recently issued new regulations for the DBE Program (49 CFR Part 26).  New eligibility criteria for DBE firms have been added, including consideration of Personal Net Worth (PNW) of the DBE owner(s).  This new criterion will be used to verify continued certification in the DBE Program.  Contractors are requested to continue to use the same procedure they have been using until the Department can establish the PNW.  If a DBE firm on a Project awarded after March 3, 1999 is decertified for failure to meet the PNW criteria, the Department will deal with the issue on a case by case basis.

6.	The Materials Certification List (MCL) has been included in Appendix C.  This list is provided for the Contractor to determine which materials will require submittal to the Project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

7.	Asphalt laydown temperatures will be monitored with a thermal imaging camera.  Unsatisfactory areas will be subject to additional testing and/or replacement at the Contractor’s expense under Section 408.

8.	The Department of Transportation reserves the right to delete by change order, any or all quantities associated with construction of the approach, pathway, storm sewer manhole, and raised median between Stations 324+25 to 330+20, as shown on Sheets F14, H12, H13, and any other relevant detail or summary sheets.

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Special Provisions

102-1.01 QUALIFICATION OF BIDDERS.  After the last paragraph add the following paragraph:  The Contractor must be registered as an Electrical Administrator, or employ a person whose Electrical Administrator’s license is assigned to the Contractor under AS 08.40 at the time designated for bid opening. ES08(6/30/04)

Standard Modification

102-1.05 PREPARATION OF BID.  Modify the second sentence in the third paragraph, after: “If a bidder is a corporation, the bid must be signed by a corporate officer,” add: or agent. E18(6/30/04)

SECTION 105

CONTROL OF WORK

Special Provisions

105-1.06 COOPERATION WITH UTILITIES. Delete the last paragraph of item 2.

Add the following after Item 4. e.:

f.	The Contractor shall bear the responsibility for changes in Contract scheduling that result in conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Add the following: The Contractor shall request locates from the utilities having facilities in the area.  The Contractor shall use the locate Alaska Digline, Inc for the following utilities:

ALASKA DIGLINE, INC. Statewide 800-478-3121 who will notify the following:

Alaska Native Hospital Chugach Electric Association Enstar Natural Gas GCI Communications ACS SOA-DOT/PF Anchorage M&O Municipal Light & Power

The Contractor shall call the following utilities and agencies directly:

DOT/PF Maintenance and Operations	338-1475

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.  Cooperate with these utilities and coordinate schedule of work to allow them access to the project for their adjustments and/or relocation.

The Contractor shall bear the responsibility for any changes in contract scheduling that result in the conditions in this specification not being met.  Additional coordination with the applicable utility will be required.

Schedule and coordinate the utility relocations with project construction as set forth in subsection 108-1.03, Prosecution and Progress.

Right of Way and/or Construction surveying is required before utility relocation.

Payment will be made as follows:

- Subsidiary to Item 642(1) Construction Surveying, if the Contractor is required to provide the surveying as part of the contract and/or

- Under Item 642(3) Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of the Contractor’s 2 week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer, 15 calendar days advance written notice for required staking.  (09/01/04)R3

Specific coordination requirements for the specific utilities are included below:

Alaska Communication Systems (ACS) has existing aerial and underground facilities that are located within the project.  Notify ACS at (907) 564-1820 to establish a point of contact and to determine where to send the advance written notice.  The following existing facilities have been identified as a potential conflict.

| Location | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1. | Tudor Rd. 46+63, 39 Lt. | Manhole | 0 |
| 2. | Tudor Rd. 87+20, Rt. | Buried Cable | 7 to 12 |
| 3. | Old Seward Hwy. 2+42, Lt. | Buried Cables & Conduit extensions | 7 to 12 |
| 4. | Tudor Rd. 100+00, Rt. | Buried Cables | 7 to 12 |
| 5. | Bragaw Street 16+60 to 16+85, Lt. | Buried Cables | 7 to 12 |

Provide or perform work listed below before and /or in conjunction with the relocation.

Location No. 1, before adjusting the manhole coordinate with ACS and schedule as to when the manhole adjusting will take place.  Do not enter this manhole.  ACS may wish to have personal on site for the adjustment of this manhole.

Location No. 2., when completing the slope staking for the special ditch and the ACS buried facilities have been field located, provide the grading information to ACS engineering in the location of their facilities.  ACS may pot hole the existing facilities to confirm the depths.  A determination will be made as to how proceed.  If lowering of the buried facilities is required, additional days may be required to lower the buried facilities in this location.  Provide the required traffic control and flagging for ACS to accomplish the relocation.  Traffic control and flagging will be paid for under the appropriate 643 items.

Location No. 3, 4 & 5, when completing the slope staking and the ACS buried facilities have been field located, provide the grading information to ACS engineering in the location of their facilities.  ACS may pot hole the existing facilities to confirm the depths.  A determination will be made as to how proceed.  If lowering of the buried facilities is required, additional days may be required to lower the buried facilities in this location.  Provide the required traffic control and flagging for ACS to accomplish the relocation.  Traffic control and flagging will be paid for under the appropriate 643 items.

Chugach Electric Association Inc.  (CEA)  has existing aerial and underground facilities that are located within this project.  Notify CEA at (907) 762-7656 to establish a point of contact and to determine where to send the advance written notice.  The following existing facilities have been identified as a potential conflict.

| Location | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1. | Tudor Rd.87+95, Rt. (Eagle St.) | Buried Primary Circuit | 0 |
| 2. | Tudor Rd. 99+00+/-Lt. & Rt. | Buried Primary Circuit | 7-10 |
| 3. | Tudor Rd. 107+80, 60Ft Rt. (Juneau St.) | CEA Pole | 3 |
| 4. | Old Seward Hwy. 0+15, to 1+80, Rt. | CEA Pole’s | 12 |
| 5. | Tudor Rd. 311+00, Lt. | Load Center Service | 0 |
| 6. | Tudor Rd. 331+00, 100 ft, Lt. | Load Center Service | 0 |
| 7. | Tudor Rd. 311+27, 185 ft Lt. (Patterson St.) | New Service to Load Center | 5 |
| 8. | Tudor Rd. Adjacent to the Totem Theater | New Service to Load Center | 5 |

Provide or perform work listed below before and /or in conjunction with the relocation.

Location No. 1., maintain a minimum of 12 inch vertical clearance between the existing CEA buried primary and the new street light circuit in this location.  (See CEA excavation requirement in appendix)

Location No. 2., when completing the slope staking and the CEA buried facilities has been field located; provide the grading information to CEA engineering or their consultant in the location of their facilities.  CEA may pot hole the existing facilities to confirm the depths.  A determination will be made as to how proceed.  If lowering of the buried facilities is required, additional days may be required to lower the buried facilities in this location.  Provide the required traffic control and flagging required for CEA or their contractor to accomplish the relocation.  Traffic control and flagging will be paid for under the appropriate 643 items.

Location No. 3., before starting the excavation for culvert pipe, pipe P5-2 shoring of the existing CEA pole may be required.  Coordinate with CEA engineering after this pipe has been staked to determine if shoring is required.  If shoring is required, provide the required traffic control and flagging required for CEA or their contractor to accomplish the relocation.  Traffic control and flagging will be paid for under the appropriate 643 items.

Location No.  4., when completing the slope staking for the new turn lane on the right side (east side) in this location, provide the advance written notice to CEA at which time CEA or their contractor will schedule the work and complete the relocation in the noted calendar days.  Provide the required traffic control and flagging required for the CEA or their contractor to accomplish the relocation.  Traffic control and flagging will be paid for under the appropriate 643 items.

Location No. 5., coordinate with CEA engineering to enable the abandonment of this existing load center.

Location No. 6., coordinate with CEA engineering to enable the abandonment of this existing load center as soon as practical and when acceptable to the Engineer.

Location No.  7 & 8., when completing the new load center installation and it has been inspected and tagged, and before completing the landscaping and top soil placement and/or seeding in these locations inform the Engineer who will contact CEA to schedule the service installation to the new load centers.  The Engineer will call CEA’s New Services at 762-4729 to schedule the service installation.  Coordinate with CEA engineering to determine if Right of way staking for the installation of CEA facilities is needed.  Required Right of way staking will be paid for under item 642(3). Cutting, removing, and replacing asphalt side walk or curb and gutter to enable the service installations.  Pavement removal will be paid for under item 202(2).  Asphalt replacement will be paid for under item 408(1).  Sidewalk removal will be paid for under item 202(3).  Sidewalk replacement will be paid for under 608(1a) or 608(3).  Curb and gutter removal will be paid for under item 202(9).  Replacement of curb & gutter will be paid under item 609(2).

Provide the required traffic control and flagging required for the CEA or their contractor to accomplish the service conductor installation work for this load center.  Traffic control and flagging will be paid for under the appropriate 643 items.

Enstar Natural Gas Company  (Enstar) has existing underground facilities that are located within this project.  Notify Enstar at (907) 264-3744 to establish a point of contact and to determine where to send the advance written notice.  The following existing facilities have been identified as a potential conflict.

| Location | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1. | Tudor Rd. 100+60, 57 ft Rt. | Gas line | 3-7 |
| 2. | Tudor Rd. 204+50, 50 ft Rt. | Casing Vent & CP Station | 8 |

Provide or perform work listed below before and /or in conjunction with the relocation.

Location No. 1, when completing the staking for pipe P3-1 and the field locate has been completed for the existing gas line in this location provide the grading information to Enstar engineering in the location of their facilities.  Enstar may pot hole the existing facilities to confirm the depths.  A determination will be made as to how proceed.  If lowering of the buried facilities is required, additional days may be required to lower the buried facilities in this location.  Provide the required traffic control and flagging required for Enstar or their contractor to accomplish the relocation.  Traffic control and flagging will be paid for under the appropriate 643 items. (See Enstar excavation requirement in appendix)

Location No.2, when completing the slope staking in this location coordinate with Enstar engineering and provide a work schedule for this location and determine if sidewalk removal is required before Enstar beginnings the relocation work in this location.  Required sidewalk removal well be paid for under item 202(3).  Provide the required traffic control and flagging for Enstar or their contractor to accomplish the relocation.  Traffic control and flagging will be paid for under the appropriate 643 items.  (See Enstar excavation requirement in appendix)

General Communications Inc. (GCI) has existing underground facilities that are located with in this project.  Notify GCI at (907) 244-0311 to establish a point of contact and to determine where to send the advance written notice.  The following existing facilities have been identified as a potential conflict.

| Location | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1. | Old Seward Hwy. 0+15, to 1+80, Rt. | Aerial Coaxial & Fiber Optic Cables | 7 |

Provide or perform work listed below before and /or in conjunction with the relocation.

Location No.  1., when CEA has completed the relocation of the poles in this location GCI or their contractor will schedule the work and complete the relocation in the noted calendar days. Coordinate with GCI engineering or their consultant for and provide the required traffic control and flagging required for the GCI or their contractor to accomplish the relocation.  Traffic control and flagging will be paid for under the appropriate 643 items.

Municipal Light and Power (ML&P) has existing underground facilities that are located within the project.  Notify ML&P at (907) 263-5212 to establish a point of contact and to determine where to send the advance written notice.  The following existing facilities have been identified as a potential conflict.

| Location | Station | Type of Facility | Calendar Days Required |
| --- | --- | --- | --- |
| 1. | Tudor Rd. 100+23, 96Ft+/- Lt. “Old Seward” | Load Center Service | 6 |
| 2. | Tudor Rd. 204+40, 47Ft+/- Lt. “Bragraw” | Load Center Service | 6 |

Provide or perform work listed below before and /or in conjunction with the relocation.

Location No.  1. & 2., when completing the new load center installation and it has been inspected and tagged, and before completing the landscaping and top soil placement and/or seeding in this location coordinate with ML&P to schedule the service installation to the new load centers.  Cutting, removing, and replacing asphalt side walk or curb and gutter to enable the service installations.  Pavement removal will be paid for under item 202(2).  Asphalt replacement will be paid for under item 408(1).  Sidewalk removal will be paid for under item 202(3).  Sidewalk replacement will be paid for under 608(1a).  Curb and gutter removal will be paid for under item 202(9).  Replacement of curb & gutter will be paid under item 609(2).  Coordinate with ML&P who determine the location(s) that asphalt removal, sidewalk removal, and curb & gutter removal may be required.  Right of way staking for the installation of ML&P facilities may be required. Required Right of way staking will be paid for under item 642 (3).  Provide the required traffic control and flagging required for the ML&P or their contractor to accomplish the service conductor installation work for this load center.  Traffic control and flagging will be paid for under the appropriate 643 items.

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Add the following:  Inspect and clean storm drain sumps and petroleum manholes during the construction season and before winter shutdowns.  This inspection and maintenance of storm drain system will not be paid for directly but will be subsidiary to work paid under Sections 603 and 604.  (02/01/00)R4M98

Standard Modification

105-1.16 FINAL ACCEPTANCE AND RECORD RETENTION.  Modify the first paragraph, Item 4., after: “DOLWD” add: and State Department of Revenue. E19(06/30/04)

Special Provision

105-1.17 CLAIMS.  Add the following Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district. (3/21/01)R93

SECTION 106

CONTROL OF MATERIAL

## Special Provisions

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision. The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater. For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States. The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition. These processes include rolling, extruding, machining, bending, grinding, drilling, etc. The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), scrap, pig iron, and processed, pelletized and reduced iron ore. It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework). Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement. There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision. Non-conforming products shall be replaced at no expense to the State. Failure to comply may also subject the Contractor to default and/or debarment. False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020. (02/07/05)S 13

106-1.02 LOCAL MATERIAL SOURCES.

Add the following under Item 1. General:

“Hard Aggregate” or sources having aggregate that meet the Nordic Abrasion values specified in Section 703 can be obtained from, but are not limited to, the following locations:

1.	Cantwell, Alaska or on the Denali Highway (contact Regional Geologist John Fritz at (907) 269-6200 for details on location and ownership;

2.	Glacier NW Pioneer Aggregate site in Dupont, WA (http://www.glaciernw.com); and

3.	CEWE LTD in Coquitlam, BC (http://www.cewe.com).

Add the following under Item 2. Inspection and Acceptance:

In compliance with 30CFR46.11, have the Operator of the sand and gravel surface mine (materials source) provide Site-specific Hazard Awareness Training for the Engineer’s personnel (non-miners) before beginning operations in the surface mine. Offer the training at each surface mine that will be used to supply processed aggregates.  A competent person must provide the training according to the Operator’s written training plan as approved by the Mine Safety and Health Administration, and covering the following items:

- Site specific health and safety risks.

- Recognition and avoidance of hazards.

- Restricted areas.

- Warning and evacuation signals.

- Other special safety procedures.

- Site tour.

Upon completion of this training, the Engineer’s personnel will sign a Visitor’s Log Book to indicate that training was provided.

(05/01/02) R262M98

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

## Special Provisions

107-1.02 PERMITS, LICENSES AND TAXES. Add the following: The Contractor shall obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715. If the Contractor discovers cultural resources during construction activities, stop work at that site and notify the Engineer.

The Contractor shall provide a wetland specialist able to conduct wetlands determinations and delineations in accordance with the Corps of Engineers 1987 Wetland Delineation Manual, of any site outside the project limits or not previously permitted.  The wetland specialist shall conduct the determination and delineations of any site outside the project limits or not previously permitted, impacted by the Contractor's operations.  These delineations will be subject to Corps of Engineers approval.

The Contractor shall provide a copy to the Engineer, of all permits or clearances received prior to Contractor's use of any site outside the project limits. Additionally, the Contractor shall provide the Engineer a written statement that the Contractor has obtained all necessary permits or clearances. The Contractor shall also provide a written statement to the Engineer listing agencies or offices contacted that responded that required no additional action from the Contractor.

The Contractor shall obtain an Endangered and Threatened Species Clearance from the U.S. Fish and Wildlife Service for sites being used outside the project limits.

The Contractor will comply with the Municipality Noise Permit No. 2004-145 obtained by the Department (expires Oct.10, 2005).

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.

Add the following: If the Contractor requires water for construction purposes from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624. (05/29/02)R7M

Add the following subsections:

107-1.21 FEDERAL AFFIRMATIVE ACTION.  The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program			Section 120

Training Program							Section 645

Federal EEO Bid Conditions						Form 25A301

EEO-1 Certification							Form 25A304

DBE Subcontractable Items						Form 25A324

ADOT&PF Training Program Request				Form 25A310

Training Utilization Report						Form 25A311

Contact Report							Form 25A321A

DBE Utilization Report						Form 25A325C

Summary of Good Faith Effort Documentation			Form 25A332A

Required Contract Provisions, Federal-Aid Contracts		Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.  (1/22/02)S80

SECTION 108

PROSECUTION AND PROGRESS

## Special Provisions

108-1.03 PROSECUTION AND PROGRESS.  Delete the last sentence of the first paragraph and substitute the following:  Submit the following at the Preconstruction Conference:

Delete item 1. A progress schedule.  and substitute the following:

1.	A Critical Path Method (CPM) Schedule is required, in a format acceptable to the Engineer, showing the order the work will be carried out and the contemplated dates the Contractor and subcontractors will start and finish each of the salient features of the work, including scheduled periods of shutdown.  Indicate anticipated periods of multiple-shift work in the CPM Schedule.  Revise to the proposed CPM Schedule promptly.  Promptly submit a revised CPM Schedule if there are substantial changes to the schedule, or upon request of the Engineer.  (12/13/02)R261M98

108-1.06 CONTRACT TIME, EXTENSION OF CONTRACT TIME AND SUSPENSION OF WORK.  Add the following:

5.	Long Lead Items.  The Contractor shall provide the Engineer with copies of purchase orders for electrical items (poles, mastarms, and load centers) within 20 calendar days after receipt of Notice to Proceed.  Include the estimated delivery date to Anchorage, Alaska for electrical items in the Purchase Order.

Upon delivery of electrical items, the Contractor shall provide a copy of the delivery order to the Engineer.  The Contractor has 45 days from delivery of electrical items to complete associated work.  If the project is not completed within the 45 days liquidated damages will be assessed at 25% of values according to subsection 108-1.07 Failure to Complete on Time.

The Contractor is responsible for maintenance of the project until Contract Time is suspended or the project is completed.

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.02 MEASUREMENT OF QUANTITIES.  Under subtitle Electronic Computerized Weighing System item (1) add the following to the end of the first sentence:  “, CD, or a USB device.”

109-1.05 COMPENSATION FOR EXTRA WORK.

Under item 3.  Equipment, item a. add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.  (2/24/05)R14

109-1.07 PAYMENT FOR MATERIAL ON HAND.  Add the following under item 3:

c.	The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska, at a location acceptable to the Engineer. (02/15/05)R16

Standard Modification

109-1.08 FINAL PAYMENT.  Add the following sentence to the first paragraph:

The Department will not process the final estimate until the Contractor completes Items 1 through 4 in the first paragraph of subsection 105-1.16. E11(06/30/04)

Special Provision

Add the following section:

## SECTION 120

## DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds. The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as the Department deems appropriate. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS. The following definitions will apply.

- Broker. A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF). The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment. The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself. To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its

performance of the work. Other relevant factors will be considered. The Engineer makes the determination of CUF after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE). An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee. Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts. Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer. A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification. For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report. Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer. A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL. The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount. A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

- Phase I - Bid. Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award. The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment. Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report. Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation. Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal. If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal. If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work. The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement. If the Engineer approves a DBE replacement, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal. The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

- Good Faith Effort Criteria. The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening. It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening. The bidder must give the DBEs no less than five days to respond. The bidder may reject DBE quotes received after the deadline. Such a deadline for bid submission by DBEs will be consistently applied. DBEs certified to perform work items identified on Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor. Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- The bidder may reject non-competitive DBE quotes. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service. Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation. Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding. Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration. Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration. The bidder must exercise such an opportunity within 3 calendar days of notification it has failed to meet the requirements of this subsection. As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The DBE Liaison Officer will make the decision on reconsideration.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith

efforts to do so.  If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder. The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work. Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section. CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function. In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that all of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking. The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm. A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker. (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department. The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- Unless the Engineer’s approval is given before subletting, use the same unit of measure as contained in the Bid Schedule for subcontract work, with the exception of truck hauling.

- The DBE will control all business administration, accounting, billing, and payment transactions. The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE. Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal. The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF. Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE. Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination. The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE. In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials. This shall include DBE trucking firms certified as a subcontractor and not a broker. Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work. If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work.

Unsatisfactory work may result in disqualification of the Contractor from future bidding under subsection 102-1.13 and withholding of progress payments consistent with subsection 109-1.06. (11/17/00)S 33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 DESCRIPTION.  Add the following: This work also consists of pavement planing as specified in this section.

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS, AND CURBS.  Add the following:  Pavement removed may be used for embankment construction if it is not exposed at the completed embankment surface.  The maximum allowable dimension of the broken asphalt pieces is 6 inches.

Obtain a solid waste disposal permit from DEC or use a site previously approved by DEC for disposal of removed asphalt if not using it in the embankment.  A DEC permitting officer in Anchorage may be contacted at (907) 269-7590.  (03/29/01)R84USC

Add the following subsection:

202-3.06 PAVEMENT PLANING.  Remove existing asphalt concrete pavement by cold planing at locations shown on the plans.  The surface of the pavement after planing shall be uniformly rough grooved or ridged.

Remove planed material from the project immediately after planing.

Keep the rotomilled material free from base course and other deleterious material.

During the planing operation, the Contractor shall concurrently sweep the highway with mechanical sweepers equipped with vacuum and water sprinkling devices to control dust and remove all loosened material from the planed areas.

The Contractor shall not allow traffic to travel on surfaces that have an abrupt longitudinal planed edge greater than 2 inches.  In the event that it is necessary to route traffic across such edges, an asphalt concrete transition 2 feet wide shall be placed adjacent to the edge and to all gutters.

Maintain a vertical tolerance of 1/8 inch between adjacent passes with the planer.

The planing machine shall be specifically designed for the removal of bituminous pavement without the addition of heat.

The planing machine shall have the following capabilities:

1.	operating speeds from 0 to 40 feet per minute,

2.	self propelled,

3.	able to spray water at the cutting drum to minimize dust,

4.	able to remove material next to the gutter,

5.	designed so that the operator can at all times observe the planing operation without leaving the controls,

6.	adjustable as to slope and depth,

7.	a) in areas of no curbed shoulders use a longitudinal grade control automatically actuated by the use of two 30 foot skis, (use on both sides of the machine)

b) in areas of curbed shoulders use a curb ski to control grade

8.	able to cut up to 3 inches without producing fumes or smoke.

The Contractor shall provide a smaller machine to trim areas that are inaccessible to the larger machine at manholes, valve covers, curb returns, and intersections.  (7/30/99)R143M

If pavement removed from the existing highway is not used in the construction of the embankment the planned pavement will be delivered to 5300 E. Tudor Road.  Coordinate deliver with the Anchorage Area Maintenance Foreman, Russell Cartier one week before delivery; phone number (907) 338-1426.

202-4.01 METHOD OF MEASUREMENT.   Add the following:

Removal of the fixed wood bollards located at approximate Station 102+00 Rt. will not be measured for payment but will be subsidiary to Item 202(1) Removal of Structures and Obstructions.

202-5.01 BASIS OF PAYMENT.  Add the following:  Replace Loop detectors damaged by the planning operation according to Section 660.  Replace damaged loop detectors at no additional expense to the Department.  If loops are encountered within the planning depth specified in the Plans, replacement will be measured and paid as Item 660 (11) Traffic Loop.

Payment for Item 202(7) Removal of Junction Box, includes

  - Disposal of junction box and lid.

  - Furnishing and installing backfill of the

Item 202(15) At the contract price per unit specified.  Payment is full compensation for mechanical sweepers during planing operations, removal of pavement from the gutter and stockpile of planed material according to subsection 202-3.06.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

202(15)	Pavement Planing	Square Yard

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provision

Add the following subsection:

203-3.06 SHOULDER GRADING.  The Contractor shall remove road sand buildup from around electroliers.

203-5.01 BASIS OF PAYMENT.  Add the following: Removal of sand buildup from around electroliers will be subsidiary to 203 Items.

SECTION 301

AGGREGATE BASE AND SURFACE COURSE

Special Provision

301-2.01 MATERIALS.  Add the following after the first sentence:  Recycled asphalt material (RAM) may be substituted for aggregate base course, inch for inch, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 1.5 inch sieve and 95-100 percent by weight passing the 1 inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| SIEVE | PERCENT PASSING BY WEIGHT |
| --- | --- |
| 1 inch | 100 |
| ¾ inch | 70-100 |
| 3/8 inch | 42-90 |
| No. 4 | 28-78 |
| No. 16 | 11-54 |
| No. 50 | 5-34 |
| No. 100 | 3-22 |
| No. 200 | 2-12 |

301-3.01 PLACING. Add the following:  Base course material used for the sidewalk and pathway foundation shall be placed with a “Layton box” or similar equipment capable of providing a specified depth with an uniform surface. (09/01/89) R26

301-3.03 SHAPING AND COMPACTION.  Add the following:  If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 80 psi ( 5 psi), and the roller shall have a minimum operating weight per tier of 3,000 pounds.

301-5.01 BASIS OF PAYMENT.   Add the following:  If recycled asphalt material is substituted for aggregate base course, it will be paid for as Item 301(1) Aggregate Base Course at the unit price shown on the bid schedule for that item (11/05/02)R176USC02

Replace Section 401 with the following:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provision

401-1.01 DESCRIPTION. Construct one or more layers of plant mixed hot asphalt concrete pavement on an approved surface, to the lines, grades, and depths shown on the Plans.

MATERIALS

401-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN. Meet the requirements of Table 401-1 for the Job Mix Design performed according to ATM 417.

TABLE 401-1

Asphalt Concrete Mix Design Requirements

| DESIGN PARAMETERS | CLASS “A” | CLASS “B” |
| --- | --- | --- |
| Stability, pounds | 1800 min. | 1200 min. |
| Flow, 0.01 inch | 8-14 | 8-16 |
| Voids in Total Mix, % | 3-5 | 3-5 |
| Compaction, number of blows each side of test specimen | 75 | 50 |
| Percent Voids Filled with Asphalt (VFA) | 65-75 | 65-78 |
| Asphalt Content, min. % | 5.0 | 5.0 |
| Dust-asphalt ratio* | 0.6-1.4 | 0.6-1.4 |
| Voids in the Mineral Aggregate (VMA), %, min. |  |  |
| Type I Type II Type III, IV | 12.0 13.0 14.0 | 11.0 12.0 13.0 |

*Dust-asphalt ratio is the percent of material passing the No. 200 sieve divided by the percent of effective asphalt (calculated by weight of mix).

The approved Job Mix Design will specify the target values for gradation, the target value for asphalt cement content, the Maximum Specific Gravity (MSG) of the mix, the additives, and the allowable mixing temperature range.

Target values for gradation in the Job Mix Design must be within the broad band limits shown in Table 703-3, for the type of asphalt concrete pavement specified but asphalt concrete mixture will have the full tolerances in Table 401-2 applied for evaluation in accordance with 401-4.03 except the tolerances for the largest sieve specified will be plus 0% and minus 1%, and the #200 sieve is limited by the broad band limits.

Do not produce asphalt concrete mixture for payment until the Engineer approves the Job Mix Design.  Do not mix asphalt concrete mixtures produced from different plants.

Use Asphalt Concrete Type II, Class B, minimum, for temporary pavement.

Submit the following to the Engineer at least 15 days before the production of asphalt concrete mixture:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process quality control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-3 for each type of asphalt concrete pavement specified in the Contract.

2.	Representative samples of each aggregate (coarse and/or intermediate, fine, and natural blend material) in the proportions required for the proposed mix design. Furnish a total of 500 pounds of material.

3.	Five separate 1 gallon samples of the asphalt cement proposed for use in the mixture.  Include name of product, manufacturer, test results of the applicable quality requirements of subsection 702-2.01, manufacturer's certificate of compliance according to subsection 106-1.05, a temperature viscosity curve for the asphalt cement or manufacturer's recommended mixing and compaction temperatures, and current Material Safety Data Sheet.

4.	One sample, of at least 1/2 pint, of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Material Safety Data Sheet.

The Engineer will then evaluate the material and the proposed gradation using ATM 417 and the requirements of Table 401-1 for the appropriate type and class of asphalt concrete pavement specified and establish the approved Job Mix Design that will become a part of the Contract.

No payment for asphalt concrete pavement for which a new Job Mix Design is required, will be made until the new Job Mix Design is approved.  Approved changes apply only to asphalt concrete mixture produced after the submittal of the changes.

Changes. Failure to achieve results conforming to Table 401-1 or changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio, will require a new Job Mix Design.  Submit changes and new samples in the same manner as the original submittal.

401-2.02 AGGREGATES. Conform to subsection 703-2.04.

Use a minimum of three stockpiles for crushed asphalt concrete aggregate (coarse, intermediate, and fine). Place blend material or natural fines in separate piles.

401-2.03 ASPHALT CEMENT.  Provide the grade of asphalt cement specified in the Contract meeting the applicable requirements of Section 702.  If not specified, use PG 52-28.

Provide test reports for each batch of asphalt cement showing conformance to the specifications in Section 702 before delivery to the project.  Document the storage tanks used for each batch on the test report, the anti-strip additives required by the mix design be added during load out for delivery to the project, and a printed weight ticket for anti-strip is included with the asphalt cement weight ticket.  The location where anti-strip is added may be changed with the written approval of the Engineer.

Furnish the following documents at delivery:

1.	Manufacturer’s certificate of compliance (106-1.05).

2.	Conformance test reports for the batch (Section 702).

3.	Batch number and storage tanks used.

4.	Date and time of load out for delivery.

5.	Type, grade, temperature, and quantity of asphalt cement loaded.

6.	Type and percent of anti-strip added.

401-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM 414 and included in the approved Job Mix Design.  At least 70% of the aggregate must remain coated when tested according to ATM 414.

401-2.05 PROCESS QUALITY CONTROL.  Sample and test materials for quality control of the asphalt concrete mixture according to subsection 106-1.03.  Provide copies of these test results to the Engineer within 24 hours.

Failure to perform quality control forfeits right to a retest under subsection 401-4.02.

Submit a paving and plant control plan at the pre-paving meeting to be held a minimum of 5 working days before initiating paving operations.  Address the sequence of operations and joint construction.  Outline steps to assure product consistency, to minimize segregation, and to prevent premature cooling of the asphalt concrete mixture. Include a proposed quality control testing frequency for gradation, asphalt cement content, and compaction.

CONSTRUCTION REQUIREMENTS

401-3.01 WEATHER LIMITATIONS.  Do not place the asphalt concrete mixture on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or compaction of the mix.  Do not place asphalt concrete mixture unless the roadway surface temperature is 40 F or warmer.

401-3.02 EQUIPMENT, GENERAL.  Use equipment in good working order and free of asphalt concrete mixture buildup.  Make equipment available for inspection and demonstration of operation a minimum of 24 hours before placement of asphalt concrete mixture.

401-3.03 ASPHALT MIXING PLANT.  Meet AASHTO M 156.  Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the calibration data to the Engineer at least 4 hours before asphalt concrete mixture production.

Provide a scalping screen at the asphalt plant to prevent oversize material or debris from being incorporated into the asphalt concrete mixture.

Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3-way valve) for sampling asphalt cement.

401-3.04 HAULING EQUIPMENT.  Haul asphalt mixtures in trucks with tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, lime water solution, or an approved manufactured asphalt release agent.  Do not use petroleum fuel as an asphalt release agent.

Cover the asphalt concrete mixture in the hauling vehicle, when directed.

401-3.05 ASPHALT PAVERS.  Use selfpropelled pavers equipped with a heated vibratory screed. Control grade and cross slope with automatic grade and slope control devices.  Use a 30 foot minimum ski, or other approved grade follower, to automatically actuate the paver screed control system.  Use grade control on either (a) both the high and low sides or (b) grade control on the high side and slope control on the low side.

Use a screed assembly that produces a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture. Heat and vibrate screed extensions.  Place auger extensions within 20 inches of the screed extensions or according to written manufacturer’s recommendations.

Equip the paver with a means of preventing the segregation of the coarse aggregate particles from the remainder of the bituminous plant mix when that mix is carried from the paver hopper back to the paver augers.  The means and methods used shall be approved by the paver manufacturer and may consist of chain curtains, deflector plates, or other such devices and any combination of these.

The following specific requirements apply to the identified bituminous pavers:

1)	Blaw-Knox bituminous pavers shall be equipped with the Blaw-Knox Materials Management Kit (MMK).

2)	Cedarapids bituminous pavers must have been manufactured in 1989 or later.

3)	Caterpillar bituminous pavers shall be equipped with deflector plates as identified in the December 2000 Service Magazine – entitled: New Asphalt Deflector Kit {6630, 6631, 6640}.

The Contractor shall supply a Certificate of Compliance that verifies the required means and methods used to prevent bituminous paver segregation have been implemented.

The Engineer shall approve means and methods used to prevent bituminous paver segregation before the bituminous paver is used to place bituminous plant mix on the project.

The use of a “Layton Box” or equivalent towed paver is allowed on bike paths, sidewalks, and driveways.

401-3.06 ROLLERS.  Use both steel-wheel (static or vibratory) and pneumatic-tire rollers.  Operate rollers according to manufacturer's instructions.  Avoid crushing or fracturing of aggregate.  Use rollers designed to compact hot asphalt concrete mixtures and reverse without backlash.

Use fully skirted pneumatic-tire rollers with a minimum operating weight of 3000 pounds per tire.

401-3.07 PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces in conformance with the Plans and Specifications.  Before applying tack coat to the existing surface, clean out loose material from cracks in existing pavement wider than 1 inch in width full depth then fill using asphalt concrete tamp in place. Clean, wash, and sweep existing paved surfaces of loose material.

Preparation of a milled surface,

Prelevel remaining ruts, pavement delaminations, or depressions having a depth greater than ½ inch with Asphalt Concrete, Type IV.  No density testing is required for the leveling course material.  The Engineer will inspect and accept this material.

If planing breaks through existing pavement remove 2 inches of existing base and fill with Asphalt Concrete, Type II, Class B. Notify the Engineer of pavement areas that might be considered thin or unstable during pavement removal.

Existing surface must be approved by the Engineer before applying tack coat.

Before placing the asphalt concrete mixture, uniformly coat contact surfaces of curbing, gutters, sawcut pavement, cold joints, manholes, and other structures with tack coat material meeting Section 402.

Allow prime coat to cure and emulsion tack coat to break before placement of asphalt concrete mixture on these surfaces.

401-3.08 PREPARATION OF ASPHALT.  Provide a continuous supply of asphalt cement to the asphalt mixing plant at a uniform temperature, within the allowable mixing temperature range.

401-3.09 PREPARATION OF AGGREGATES.  Dry the aggregate so the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, does not exceed 0.5% (by total weight of mix), as determined by WAQTC TM 6.

Heat the aggregate for the asphalt concrete mixture to a temperature specified in the mix design.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  Asphalt concrete mixture containing soot or fuel is considered unacceptable according to subsection 105-1.11.

401-3.10 MIXING.  Combine the aggregate, asphalt cement and additives in the mixer in the amounts required by the Job Mix Design.  Mix to obtain 98% coated particles when tested according to AASHTO T 195.

For batch plants, put the dry aggregate in motion before addition of asphalt cement.

Mix the asphalt concrete mixture within the temperature range determined by the Job Mix Design.

401-3.11 TEMPORARY STORAGE.  Silo type storage bins may be used, if the characteristics of the asphalt concrete mixture are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness, or stiffness of the mixture are causes for rejection.

401-3.12 PLACING AND SPREADING.  Place the asphalt concrete mixture upon the approved surface, spread, strike off, and adjust surface irregularities.  Use asphalt pavers to distribute asphalt concrete mixture, including leveling courses.  The maximum compacted lift thickness allowed is 3 inches.

Use hand tools to spread, rake, and lute the asphalt concrete mixture in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.

When the section of roadway being paved is open to traffic, pave adjacent traffic lanes to the same elevation within 24 hours.  Place approved material against the outside pavement edge when the dropoff exceeds 2 inches.

When multiple lifts are specified in the Contract, do not place the final lift until all lower lifts throughout that section, as defined by the Paving Plan, are placed and accepted.

Do not pave against new Portland concrete curbing until it has cured for at least 72 hours.

Place asphalt concrete mixture over bridge deck membranes according to Section 508 and the manufacturer's specifications.

401-3.13 COMPACTION.  Thoroughly and uniformly, compact the asphalt concrete mixture by rolling.  In areas not accessible to large rollers, compact with mechanical tampers or trench rollers. Use pneumatic tire rollers to compact Preleveling Asphalt Concrete, Type IV, Class B.

During placement of asphalt concrete, the Engineer may evaluate the HMA immediately behind the paver for cyclic low density using an infrared camera.  ***deleted***  If there is a temperature differential that exceeds 25 F within the newly placed mat, low density is likely to occur.  The real time thermal images and thermal profile data will become part of the project records shared with the Contractor.  The Contractor shall immediately adjust his laydown procedures to correct the problem.  If the Engineer observes areas in a any given pay sublot ***deleted*** where the thermal images indicate cyclic low density is probable, those areas will be ordered to be cored for determination of density.  These cores will be evaluated under subsection 401-4.02-and 401-4.03.

The target value for density is 94% of the maximum specific gravity (MSG), as determined by WAQTC FOP for AASHTO T 209.  For the first lot of each type of asphalt concrete pavement, the MSG will be determined by the Job Mix Design.  For additional lots, the MSG will be determined by the sample from the first sublot of each lot.

Acceptance testing for density will be performed in accordance with WAQTC FOP for AASHTO T 166/T 275 using a 6 inch diameter core.  (Acceptance testing for density of leveling course or temporary pavement is not required.)

Do not leave rollers or other equipment standing on pavement that has not cooled sufficiently to prevent indentation.

401-3.14 JOINTS.  Minimize the number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.

Remove to full depth improperly formed joints resulting in surface irregularities.  Replace with new, and thoroughly compact.

Precut pavement removal to a neat line with a power saw or by other approved method.

Form transverse joints by saw cutting back on the previous run to expose the full depth of the course or use a removable bulkhead.  Skew transverse joints between 15-25 degrees.

Offset the longitudinal joints in one layer from the joint in the layer immediately below by at least 6 inches.  Align the joints of the top layer at the centerline or lane lines.  Where preformed marking tape striping is required, offset the longitudinal joint in the top layer not more than 6 inches from the edge of the stripe.

Seal the vertical edge of all longitudinal joints with Crafco 34524 Joint Adhesive or approved equal before paving against it.  Apply a 1/8 inch thick band of joint adhesive over the surface according to manufacturer’s recommendations.

For the top layer of asphalt concrete pavement, the minimum specification limit for longitudinal joint density is 91% of the MSG of the panel completing the joint.  Cut one 6 inch diameter core centered on the longitudinal joint at each location the panel completing the joint is cored for acceptance density testing.  Density will be determined according to WAQTC FOP for AASHTO T 166/T 275.

Seal the pavement surface 12 inches on each side of all the longitudinal joints while the pavement is clean, free of moisture, and before traffic marking with GSB-78 (from Asphalt Systems), or approved equal.

401-3.15 SURFACE TOLERANCE. Before placing Asphalt Concrete pavement, the rutted pavement sections that have been Preleveled with Asphalt Concrete, Type IV, Class B shall be tested after rolling at selected locations using a 10 foot straightedge.  Correct variations from the testing edge, between any two contacts, of more than 3/16 inch.  The preleveling material shall be no greater than 1/2 inch higher than the existing pavement at the edges.

The Engineer will test the finished surface after final rolling at selected locations using a 16 foot straightedge.  Correct variations from the testing edge, between any two contacts of more than 1/4 inch.

The Engineer will measure the surface smoothness of the top layer of asphalt concrete pavement in the driving lanes with an inertial profiler before final acceptance of the project.  Remove and replace, or grind smooth any area of final pavement surface that does not meet straight edge tolerances.  Costs associated with meeting surface tolerances are subsidiary to the Asphalt Concrete pay item.

After completion of corrective work, the Engineer will measure the pavement surface in the driving lanes a second time for a smoothness price adjustment.  No measurements will be taken in turn lanes, lane transitions, or within 25 feet of the existing pavement at the project beginning and end.

Smoothness will be measured in both wheel paths of each lane and reported as profilograph results (PrI) filtered with a 0.2 inch blanking band. Report PrI as a job average for all measured lanes, calculated to the nearest 0.1 inch.

401-3.16 PATCHING DEFECTIVE AREAS.  Remove any asphalt concrete mixture that becomes contaminated with foreign material, is segregated, or is in any way determined to be defective.  Do not skin patch.  Remove defective materials for the full thickness of the course.  Cut the pavement so that edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees.  Coat edges with a tack coat meeting Section 402 and allow to cure.  Place and compact fresh asphalt concrete mixture according to subsection 401-3.13 to grade and smoothness requirements.

Costs associated with patching defective areas are subsidiary to the Asphalt Concrete pay item.

401-4.01 METHOD OF MEASUREMENT.  Section 109 and the following:

Asphalt Concrete. By weighing, no deduction will be made for the weight of asphalt cement or anti-stripping additive, or by the area of final pavement surface.

Asphalt Price Adjustment. Calculated by quality level analysis under subsection 401-4.03.

Asphalt Cement. By the ton, as follows. Method 1 will be used for determining asphalt quantity unless otherwise directed in writing.  The procedure initially used will be the one used for the duration of the project.  No payment will be made for any asphalt cement more than 0.4% above the optimum asphalt content specified in the Job Mix Design.

1.	Percent of asphalt cement for each sublot multiplied by the total weight represented by that sublot.  Percent of asphalt cement will be determined by ATM 405 or WAQTC FOP for AASHTO T 308.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.  If no acceptance testing is required, the percent of asphalt cement is the target value for asphalt cement in the Job Mix Design.

2.	Supplier's invoices minus waste, diversion and remnant. This procedure may be used on projects where deliveries are made in tankers and the asphalt plant is producing asphalt concrete mixture for one project only.

The Engineer may direct, at any time, that tankers be weighed in the Engineers presence before and after unloading.  If the weight determined at the project varies more than 1% from the invoice amount, payment will be based on the weight determined at the project.

Remnant or diversion will be calculated based on tank stickings or weighing the remaining asphalt cement.  The Engineer will determine the method.  The weight of asphalt cement in waste asphalt concrete mixture will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Temporary Pavement.  By weighing.  No deduction will be made for the weight of asphalt cement or anti-stripping additive.

Longitudinal Joint.  By the lineal foot of longitudinal joint.

Item 401(9) will be measured by the lane station.  A lane station is defined as 12 feet wide containing two ruts 100 feet long.

401-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of each type of asphalt concrete mixture produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 5,000 tons.  The lot will be divided into sublots of 500 tons, each randomly sampled and tested for asphalt cement content, density, and gradation according to this subsection.  If the project has more than 1 lot, and less than 8 additional sublots have been sampled at the time a lot is terminated, either due to completion of paving operations or the end of the construction season (winter shutdown), the material in the shortened lot will be included as part of the prior lot.  The price adjustment computed, according to subsection 401-4.03, for the prior lot will include the samples from the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1,500 tons and 4,999 tons, the contract quantity will be considered one lot.  The lot will be divided into sublots of 500 tons and randomly sampled for asphalt cement content, density, and gradation according to this subsection.  Hot mix asphalt quantities of less than 300 tons remaining after dividing the lot into

sublots will be included in the last sublot, hot mix asphalt quantities of 300 tons or greater will be treated as an individual sublot.  The lot will be evaluated for price adjustment according to subsection 401-4.03 except as noted.

For contract quantity of less than 1,500 tons (and for temporary pavement), hot mix asphalt will be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the hot mix asphalt to the specified depth and finished surface requirements and tolerances.  Remove and replace any hot mix asphalt that does not conform to the approved JMD.

A area of finished surfacing that is visibly segregated, fails to meet surface tolerance requirements is considered unacceptable according to subsection 105-1.11.

1. 	Asphalt Cement. Samples for the determination of asphalt cement content will be taken from either the windrow in front of the paver, or at the end of the auger, or behind the screed before the initial compaction.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  At the discretion of the Engineer, asphalt cement content will be determined according to ATM 405 or WAQTC FOP for AASHTO T 308.

2. 	Asphalt Cement Quality. The Contractor shall sample asphalt cement from the asphalt cement supply line when requested, witnessed by the Engineer’s representative.  After purging residual asphalt cement, take 3 one quart samples into wide mouth one quart metal containers.  Asphalt cement will be sampled for acceptance testing according to WAQTC FOP for AASHTO T 40 and tested for conformance to the specifications in Section 702.  Three separate samples will be taken, one for acceptance testing, one for Contractor retesting, and one held in reserve for referee testing.

3.	Aggregate Gradation.

a.	Drum Mix Plants. Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a diverter device, from the stopped conveyor belt or from the same location as samples for the determination of asphalt cement content.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  The aggregate gradation for samples from the conveyor system will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, the gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement. Locate diverter devices for obtaining aggregate samples from drum mix plants on the conveyor system delivering combined aggregates into the drum.  Divert aggregate from the full width of the conveyor system and maintain the diverter device to provide a representative sample of aggregate incorporated into the asphalt concrete mixture.

b.	Batch Plants. Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates. Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable. Dry batched aggregate gradations will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, the aggregate gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

4.	Density. Cut full depth core samples from the finished asphalt concrete pavement within 24 hours after final rolling.  Neatly cut one 6 inch diameter core sample with a core drill from each sublot at the randomly selected location marked by the Engineer.  Use a core extractor to prevent damage to the core.  The Engineer will determine the density of the core samples according to WAQTC FOP for AASHTO T 166/T 275.  Do not core asphalt concrete pavement on bridge decks. Backfill and compact voids left by coring with new asphalt concrete mixture within 24 hours.

5.	Retesting.  A retest of a sample outside the limits specified in Table 401-2 may be requested provided the quality control requirements of 401-2.05 are met.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  The Engineer will mark the sample location for the density retest.  The original test results for gradation, asphalt cement content, or density will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample is allowed. Except for the first lot, gradation or asphalt cement content retesting of the sample from the first sublot of a lot will include retesting for the MSG.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE. The following method of price adjustment will be applied to each type of Asphalt Concrete Pavement for which the contract quantity equals or exceeds 1,500 tons, except as specified in subsection 401-4.02.

Acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis method as specified in subsection 106-1.03 to determine the total estimated percent of the lot that is within specification limits.  Asphalt cement content results will be reported to the nearest 0.1 percent.

The price adjustment is based on the lower of two pay factors.  The first factor is a composite pay factor for asphalt concrete mixture, which includes gradation and asphalt cement content.  The second factor is for density.

A lot containing asphalt concrete pavement with less than a 1.00 pay factor will be accepted at an adjusted price, provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing asphalt concrete pavement that fails to obtain at least a 0.75 pay factor will be considered unacceptable and rejected under subsection 105-1.11.

The Engineer will reject asphalt concrete mixture that appears to be defective based on visual inspection.  A minimum of two samples will be collected from the rejected mixture and tested if requested.  If test results are within specification limits, payment will be made for the mixture.  If a test results fails to meet specifications, no payment will be made and the cost of the testing will be subtracted under Item 401(6) Asphalt Price Adjustment.  Costs associated with removal and disposal of the rejected asphalt concrete mixture are subsidiary to the Asphalt Concrete pay item.

Outlier Test.  Before computing the price adjustment, the validity of the test results will be determined by SP-7, the Standard Practice for Determination of Outlier Test Results. Outlier test results will not be included in the price adjustment calculations.

If a sieve size on a gradation test or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sublot will not be included in the price adjustment.  The density test result for that sublot will be included in the price adjustment provided it is not an outlier.

If the density test result is an outlier, the density test result will not be included in the price adjustment, however, the gradation and asphalt cement content results for that sublot will be included provided neither is an outlier.

Quality Level Analysis.  Pay factors are computed as follows:

1.	Outliers (determined by SP-7), and a test results on material not incorporated into the work, are eliminated from the quality level analysis.

The arithmetic mean () of the remaining test results is determined:

Where:	= summation of

x = individual test value to xn

n = total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the No. 200 sieve.   is rounded to the nearest hundredth for asphalt cement content and the No. 200 sieve.

2.	The sample standard deviation(s), after the outliers have been excluded, is computed:

Where:	(x2)	=	sum of the squares of individual test values.

(x)2	=	square of the sum of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the No. 200 sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt cement content and the No. 200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and all sieves except the No. 200.  Use s = 0.020 for asphalt cement content and the No. 200 sieve.

3.	The USL and LSL are computed.  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 401-2.  The TV is the specification value specified in the approved Job Mix Design.  Specification tolerance limits for the largest sieve specified will be plus 0 and minus 1 for Quality Level Analysis purposes.  The TV for density is 94% of the maximum specific gravity (MSG), the LSL is 92% of MSG and the USL is 98%.

TABLE 401-2

LOWER SPECIFICATION LIMIT (LSL) & UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 3/4 inch sieve | TV-6.0 | TV+6.0 |
| 1/2 inch sieve | TV-6.0 | TV+6.0 |
| 3/8 inch sieve | TV-6.0 | TV+6.0 |
| No. 4 sieve | TV-6.0 | TV+6.0 |
| No. 8 sieve | TV-6.0 | TV+6.0 |
| No. 16 sieve | TV-5.0 | TV+5.0 |
| No. 30 sieve | TV-4.0 | TV+4.0 |
| No. 50 sieve | TV-4.0 | TV+4.0 |
| No. 100 sieve | TV-3.0 | TV+3.0 |
| No. 200 sieve1 | TV-2.0 | TV+2.0 |
| Asphalt % | TV-0.4 | TV+0.4 |
| Density % | 92 | 98 |

Note 1.Tolerances for the No. 200 sieve may not exceed the broad band limits in Table 703-3.

4.	The Upper Quality Index (QU) is computed:	 QU

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	The Lower Quality Index (QL) is computed:	 QL

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	PU (percent within the upper specification limit which corresponds to a given QU) is determined.  See subsection 106-1.03.

7.	PL (percent within the lower specification limit which corresponds to a given QL) is determined.  See subsection 106-1.03.

8.	The Quality Level (the total percent within specification limits) is determined for aggregate gradation, asphalt cement content, and density.

Quality Level = (PL + PU) - 100

9.	Using the Quality Levels from Step 8, the lot Pay Factor is determined for Density (DPF) and gradation and asphalt cement content pay factors (PF) from Table 106-2. The maximum pay factor for the largest sieve size specification for gradation is 1.00.

10.	The Composite Pay Factor (CPF) for the lot is determined using the following formula:

[f3/4 inch (PF3/4 inch) + f1/2 inch (PF1/2 inch) +....fac (PFac)]

CPF =

f

The CPF is rounded to the nearest hundredth.

Table 401-3 gives the weight factor (f) for each sieve size and asphalt cement content.

TABLE 401-3

WEIGHT FACTORS

| Gradation | Factor “f” |
| --- | --- |
| 3/4 inch sieve | 4 |
| 1/2 inch sieve | 5 |
| 3/8 inch sieve | 5 |
| No. 4 sieve | 4 |
| No. 8 sieve | 4 |
| No. 16 sieve | 4 |
| No. 30 sieve | 5 |
| No. 50 sieve | 5 |
| No. 100 sieve | 4 |
| No. 200 sieve | 20 |
| Asphalt % | 40 |

The price adjustment will be based on either the CPF or DPF, whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1.00] x (tons in lot) x (PAB)

* CPF or DPF, whichever is lower.

PAB = Price Adjustment Base  = $54 per ton

401-4.04 EVALUATION OF ASPHALT CEMENT

Asphalt cement will be randomly sampled and tested every 200 tons and evaluated for price adjustment.  If the last sample increment is 100 tons or less, that quantity of asphalt cement will be added to the quantity represented by the previous sample and the total quantity will be evaluated for price adjustment.  If the last sample increment is greater than 100 tons, it will be sampled, tested and evaluated separately.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.

The total asphalt cement price adjustment is the sum of the individual sample price adjustments and will be subtracted under Item 401(6) Asphalt Price Adjustment.

Table 401-4

## ASPHALT CEMENT PAY REDUCTION FACTORS

## (Use the single, highest pay reduction factor)

|  | #### Spec | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 0 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.1 | 0.25 | Reject or Engr Eval |
| ##### Tests On Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | <3 Pa-s | <3 |  | >3 |  |  |  |  |  |  |
| Dynamic Shear | >1.00 kPa | >1.00 |  | 0.99-0.88 |  |  |  | 0.87-0.71 | 0.70-0.50 | <0.50 |
| Toughness | >110 in-lbs | >93.5 | 90.0-93.4 | 85.0-89.9 | 80.0-84.9 | 75.0-79.9 | 70.0-74.9 |  |  | <70.0 |
| Tenacity | >75 in-lbs | >63.8 | 61.0-63.7 | 58.0-60.9 | 55.0-57.9 | 52.0-54.9 | 48.0-51.9 |  |  | <48.0 |
| ##### Tests On RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | <1.00 % | <1.00 |  | 1.001-1.092 |  |  |  | 1.093-1.184 | 1.185-1.276 | >1.076 |
| Dynamic Shear | >2.20 kPa | >2.20 |  | 2.199-1.816 |  |  |  | 1.815-1.432 | 1.431-1.048 | <1.048 |
| ##### Test On PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | <5000 kPa | <5000 |  | 5001-5289 |  |  |  | 5290-5578 | 5579-5867 | >5867 |
| Creep Stiffness, S | <300 MPa | <300 |  | 301-338 |  |  |  | 339-388 | 389-450 | >450 |
| Creep Stiffness, m-value | >0.300 | >0.300 |  | 0.299-0.287 |  |  |  | 0.286-0.274 | 0.273-0.261 | <0.261 |
| Direct Tension | >1.0 % | >1.0 |  | 0.99-0.86 |  |  |  | 0.85-0.71 | 0.70-0.56 | <0.56 |

# Asphalt Cement Price Adjustment for each sample = 5 x PAB x Qty X PRF

PAB = Price Adjustment Base

Qty = Quantity of asphalt cement represented by asphalt cement sample

PRF = Pay Reduction Factor from Table 401-4

Asphalt Cement Appeal Procedure.  Once notified of a failing test result of an asphalt cement sample, the Contractor has 21 days to issue a written appeal.  The appeal must be accompanied by the Contactor’s quality control test results and a test result of Contactor’s sample of this lot tested by an AASHTO accredited asphalt laboratory (accredited in the test procedure in question).  The Engineer will review these test results and using ASTM D3244 determine a test value upon which to base a price reduction.

If the Contractor challenges this value, then the referee sample held by the Engineer will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  This test result will be incorporated into the ASTM D3244 procedure to determine a test value upon which to base a price reduction.  If this final value incurs a price adjustment, the Contractor under Item 401(6) Asphalt Price Adjustment, shall pay the cost of testing the referee sample.

The total Asphalt Price Adjustment is the sum of all the price adjustments for each lot.

401-4.05 EVALUATION OF PAVEMENT SMOOTHNESS.

The top layer of asphalt concrete pavement will be measured according to 401-3.15 and evaluated for a smoothness price adjustment.  The Engineer will calculate the smoothness price adjustment as follows:

Smoothness Price Adjustment = PAB x PQ x SF

PAB = Price Adjustment Base (401-4.03)

PQ = Final quantity of Asphalt Concrete Mixture, tons

PrI = Final measured pavement smoothness, inches/mile

SF = Smoothness Factor

If the PQ is less than 1,500 tons, the SF = 0

If the PQ is 1,500 to 5,000 tons, the SF = 0.1166 – (0.01666 x PrI)

If the PQ is greater than 5,000 tons, the SF = 0.0583 – (0.0083 x PrI)

The smoothness price adjustment will be applied under Item 401(6) Asphalt Price Adjustment.

401-4.06 EVALUATION OF LONGITUDINAL JOINT DENSITY.  Longitudinal joint density price adjustments apply when asphalt concrete mixture quantities are equal to or greater than 1,500 tons.  An price adjustment will be based on the average of the joint densities on a project and determined as follows:

1.	If project average joint density is less than 91% MSG, apply the following disincentive:

Deduct = ($1.00 per lineal foot) x (lineal feet of paved joint for the entire project) x (91 % – Project Average Joint Density %) x 100    (Note: convert % to decimals in this equation)

2.	If project average joint density is greater than 91% MSG apply the following incentive:

Add = ($1.00 per lineal foot) x (lineal feet of paved joint for the entire project) x (Project Average Joint Density % – 91%) x 100        (Note: convert % to decimals in this equation)

The longitudinal joint price adjustment will be included in Item 401(6) Asphalt Price Adjustment.

401-5.01 BASIS OF PAYMENT.

The Engineer will assess a fee of $2,500.00 under Item 401(6) Asphalt Price Adjustment, for each mix design subsequent to the approved Job Mix Design for each Type and Class of Asphalt Concrete Pavement specified.

Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 401(6) Asphalt Price Adjustment.

Separate payment will not be made for asphalt cement or anti-strip additives for Item 401(3) Temporary Pavement, or asphalt concrete for leveling course.

Asphalt cement, anti-stripping additives, tack coat, and crack sealing (401-3.07) are subsidiary to the asphalt concrete pavement unless specified as pay items.

Price adjustments will not apply to:

1.	Asphalt Concrete Mixture for leveling course

2.	Temporary Pavement

The anti-stripping additive and asphalt cement required for preleveling the highway shall be subsidiary to Item 401(9) Asphalt Concrete, Type IV, Class B.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1) 	Asphalt Concrete, Type __; Class __ 	Ton

401(1F)	Asphalt Concrete, 	Lane Station

Type IV, Class B

401(2) 	Asphalt Cement,  __ 	Ton

401(3) 	Temporary Pavement 	Ton

401(4) 	Asphalt Concrete, Type __; Class __ 	Square Yard

401(6) 	Asphalt Price Adjustment 	Contingent Sum

401(1F)	Asphalt Concrete, 	Lane Station

Type IV, Class B

R199USC04(12/28/04)

Add the following Section:

SECTION 408

ASPHALT CONCRETE PAVEMENT

Special Provision

408-1.01 DESCRIPTION.  Construct one or more layers of plant mixed hot asphalt concrete pavement on an approved surface, to the lines, grades, and depths shown on the Plans.

Superpave mix design procedures will be used to design the mix.

Hard aggregates are required for asphalt concrete pavement specified for portions of this project. See subsection 106-1.02 and 703-2.04.

408-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN.  The Job Mix Design will be developed using Asphalt Institute’s Superpave Mix Design SP-2 and meeting the requirements of Table 408-1, Table 408-2, and SP-2 TABLE 5.1 and TABLE 5.2. Evaluation of moisture sensitivity by AASHTO T 283 will not be part of the mix design process.

TABLE 408-1

Asphalt Concrete Mix Design Requirements

| Design ESALs, millions | 0.3 to < 3 |
| --- | --- |
| Nom. Max Aggr. Size | ¾” |
| Rut Index, max. | 3 |

The approved Job Mix Design will specify the target values for gradation, the target value for asphalt cement content, the Maximum Specific Gravity (MSG) of the mix, the additives, and the allowable mixing temperature range.

Target values for gradation in the Job Mix Design must be within the broadband limits shown in Table 703-3, for the type of asphalt concrete pavement specified but asphalt concrete mixture will have the full tolerances in Table 408-2 applied for evaluation according to 408-4.03 except for the following:

- Tolerances for the largest sieve specified will be plus 0% and minus 1%.

- Tolerances for the No. 200 sieve may not exceed the broad band limits.

Do not produce asphalt concrete mixture for payment until the Engineer approves the Job Mix Design. Do not mix asphalt concrete mixtures produced from different plants.

Submit the following to the Engineer at least 15 days before the production of asphalt concrete mixture:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process quality control information, and the blend ratio of each aggregate stockpile. The proposed gradation must meet the requirements of Table 703-3.

2.	Representative samples of each aggregate (crushed coarse, crushed intermediate, crushed fine, and natural blend material) in the proportions required for the proposed mix design. Furnish a total of 500 pounds of material.

3.	Five separate 1-gallon samples of the asphalt cement proposed for use in the mixture. Include name of product, manufacturer, test results demonstrating conformance to subsection 702-2.01, manufacturer's certificate of compliance per subsection 106-1.05, a temperature viscosity curve for the asphalt cement or manufacturer's recommended mixing and compaction temperatures, and current Material Safety Data Sheet.

- One sample, of at least 1/2 pint, of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Material Safety Data Sheet.

From this material, the Engineer will develop the Job Mix Design using procedures in SP-2. Approved Job Mix Designs will become a part of the contract.  Up to15 working days may be required to determine the Job Mix Design after receipt of all items specified above.

Changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation changes from Job Mix, or blend ratio requires a new Job Mix Design. The Contractor must provide submittals and materials to create a new job mix design.  Approved changes to a previously approved mix design may only be initialized after a lot is completed using the previous mix design.

The Engineer will assess a mix design fee of $3,600.00 under Item 408(3), Asphalt Price Adjustment for each mix design subsequent to the first approved Job Mix Design.

408-2.02 AGGREGATES.  Conform to subsection 703-2.04.

Remove natural fines passing a #4 sieve before crushing aggregates for asphalt concrete mixtures. Divide the crushed aggregate into a minimum of 3 stockpiles; coarse, intermediate, and fine. Additional stockpiles may be required for some material sources to create a Design Aggregate Structure that meets the volumetric requirements of the mix design procedures.

408-2.03 ASPHALT MATERIALS.  Conform to subsection 702-2.01, PG 64-28. No binder grade adjustment will be made for traffic load rate.

Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 before shipping. Storage tanks used for the batch shall be noted on the test report. Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project. A printed weight ticket of anti-strip shall be included with the asphalt cement delivery ticket. The location where anti-strip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Date and Time of loading

- Batch number and storage tank

- Type, grade, temperature, and quantity of materials loaded

- Type and percent of anti-strip added.

408-2.04 ANTI-STRIP ADDITIVES. Use anti-strip agents in the proportions determined by ATM T-414 and included in the approved Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested according to ATM T-414. Anti-stripping additive shall be furnished in the minimum amount of 0.25 percent per ton of asphalt cement.

408-2.05 QUALITY CONTROL. Sample and test materials for quality control of the asphalt concrete mixture according to subsection 106-1.03. Provide copies of these test results to the Engineer within 24 hours.

Failure to perform quality control forfeits the Contractor's right to retest as provided for in subsection 408-4.02.

A paving and plant control plan shall be submitted at least 3 working days before the pre-paving meeting.  The paving and plant control plan shall address sequence of operations, joint construction and sealing, outline steps to assure product consistency, to minimize segregation, and to prevent premature cooling of the asphalt concrete mixture.  The plan shall also include a proposed testing frequency for gradation, asphalt cement content and compaction and shall include temperatures for bituminous mixture and materials.  The prepaving meeting shall be held on-site with the Engineer at least 2 days before paving begins, and shall include the Contractor’s superintendent, paving foreman, asphalt plant operator, and quality control person.

## CONSTRUCTION REQUIREMENTS

408-3.01 WEATHER LIMITATIONS. Do not place asphalt concrete mixture on a surface having greater than optimum moisture, on an unstable or yielding surface, or when the base material is frozen, or during detrimental weather conditions. Do not pave unless the roadway surface temperature is 40 F or warmer.

408-3.02 EQUIPMENT, GENERAL.  Use equipment in good working order and free of asphalt concrete mixture buildup.  Make all equipment available for inspection and demonstration of operation a minimum of 24 hours before placement of asphalt concrete mix.

408-3.03 BITUMINOUS MIXING PLANTS. Meet AASHTO M156. Calibrate the asphalt plant and furnish calibration data to the Engineer at least one day before production. Maintain a current Air Quality Permit issued by the State Of Alaska.

Provide and maintain a functioning scalping screen on the asphalt plant to prevent oversize material or debris from being incorporated into the mixture. Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3 way valve) for sampling asphalt cement.

Certify weigh silo scales if the weights from them are used for payment.

408-3.04 HAULING EQUIPMENT.  Haul asphalt mixtures in trucks having tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department’s Approved Products List.  Do not use diesel fuel or fuel oil as an asphalt release agent.

Cover the asphalt mixture in the haul vehicle, when directed.

408-3.05 ASPHALT PAVERS.   Use self-propelled asphalt pavers having a heated vibratory screed. Control with grade and cross slope using automatic grade and slope control devices. Use a paver screed control system that is automatically actuated by a ski least 30 feet in length, or other approved grade follower. Use grade control on either a) both the high and low sides or b) grade control on the high side and slope control on the low side.

Use a screed assembly that produces a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture.  Provide heaters and vibrators on the main screed and screed extensions. Maintain auger extensions within 1.5 feet of the end of the screed extension.

Equip the paver with a means of preventing the segregation of the coarse aggregate particles from the remainder of the bituminous plant mix when that mix is carried from the paver hopper back

to the paver augers.  The means and methods used shall be approved by the paver manufacturer and may consist of chain curtains, deflector plates, or other such devices and any combination of these.

The following specific requirements apply to the identified bituminous pavers:

- Blaw-Knox bituminous pavers shall be equipped with the Blaw-Knox Materials Management Kit (MMK).

- Cedarapids bituminous pavers must have been manufactured in 1989 or later.

- Caterpillar bituminous pavers shall be equipped with deflector plates as identified in the December 2000 Service Magazine – entitled: New Asphalt Deflector Kit {6630, 6631, 6640}.

The Contractor shall supply a Certificate of Compliance that verifies the required means and methods used to prevent bituminous paver segregation have been implemented.

The Engineer shall approve all means and methods used to prevent bituminous paver segregation before the bituminous paver is used to place bituminous plant mix on the project.

The use of a “Layton Box” or equivalent towed paver is allowed on bike paths, sidewalks, and driveways.

408-3.06 ROLLERS.  Use both steel-wheel (static or vibratory) and pneumatic-tire rollers. Operate rollers according to manufacturer's instructions. Avoid crushing or fracturing of aggregate. Use rollers designed to compact hot asphalt concrete mixtures and reverse without backlash.

Use fully skirted pneumatic-tire rollers having a minimum operating weight of 3000 pounds per tire.

408-3.07 PREPARATION OF EXISTING SURFACE.  Prepare the existing surfaces in conformance with the plans and specifications. Clean out loose material from cracks in existing pavement wider than 1 inch, in width, full depth then fill using asphalt concrete tamp in place.

Existing paved surfaces shall be cleaned of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary. Engineer must approve the surface before tack is applied.

Before placing the asphalt concrete mixture, uniformly coat contact surfaces of curbing, gutters, saw cut pavement, cold joints, manholes, and other structures with tack coat material according to Section 402.

Allow prime coat to cure and emulsion tack coat to break before placement of asphalt concrete mixture on these surfaces.

408-3.08 PREPARATION OF ASPHALT.  A continuous supply of asphalt cement shall be supplied to the mixer at a uniform temperature, within the allowable mixing temperature range noted in the approved mix design.

408-3.09 PREPARATION OF AGGREGATES. Dry the aggregate so the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, does not exceed 0.5% (by total weight of mix), as determined by WAQTC TM 6.

Heat the aggregate for the asphalt concrete mixture to a temperature specified in the mix design.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate. Asphalt concrete mixture containing soot or fuel is considered unacceptable according to subsection 105-1.11.

408-3.10 MIXING.  Combine the aggregate, asphalt cement and additives in the mixer in the amounts required by the Job Mix Design. Mix to obtain 98% coated particles when tested according to AASHTO T 195.

For batch plants, put the dry aggregate in motion before addition of asphalt cement.

Mix the asphalt concrete mixture within the temperature range determined by the Job Mix Design.

408-3.11 TEMPORARY STORAGE OF ASPHALT CONCRETE MIXTURE.  Silo type storage bins may be used, provided that the characteristics of the asphalt concrete mixture are not altered. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness, or stiffness of the mixture are causes for rejection.  Asphalt concrete mixtures shall not be stored or transported by barges.

408-3.12 PLACING AND SPREADING.  Place the asphalt concrete mixture upon the approved surface, spread, strike off, and adjust surface irregularities. Use asphalt pavers to distribute asphalt concrete mixture, including leveling courses.

Use hand tools to spread, rake, and lute the asphalt concrete mixture in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.

When the section of roadway being paved is open to traffic, pave adjacent traffic lanes to the same elevation within 24 hours. Place approved material against the outside pavement edge when the drop-off exceeds 2 inches.

When multiple lifts are specified in the Contract, do not place the final lift until all lower lifts throughout that section, as defined by the Paving Plan, are placed and accepted.

Do not pave against new Portland concrete curbing until it has cured for at least 72 hours.

Place asphalt concrete mixture over bridge deck membranes according to Section 508 and the manufacturer's specifications.

408-3.13 COMPACTION.  Thoroughly and uniformly compact the asphalt concrete mixture by rolling. In areas not accessible to large rollers, compact with mechanical tampers or trench rollers.

During placement of asphalt concrete the Engineer will evaluate the HMA immediately behind the paver for cyclic low density using an infrared camera.  ***deleted***  If there is a temperature differential that exceeds 25 F within the newly placed mat, low density is likely to occur.  The real time thermal images and thermal profile data will become part of the project records shared with the Contractor.  The Contractor shall immediately adjust laydown procedures to correct the problem.  If the Engineer observes four or more areas in any given pay lot where the thermal images indicate cyclic low density is probable, the Engineer will order those areas shall be cored for determination of density. These cores will be evaluated under subsection 408-4.02 and 408-4.03.

The target value for density is 94% of the maximum specific gravity (MSG), as determined by WAQTC FOP for AASHTO T 209. For the first lot of each type of asphalt concrete pavement, the Job Mix Design will determine the MSG. For additional lots, the MSG will be determined by the sample from the first sublot of each lot.

Acceptance testing for density will be performed in accordance with WAQTC FOP for AASHTO T 166/T 275 using a 6-inch diameter core. (Acceptance testing for density of leveling course or temporary pavement is not required.)

Do not leave rollers or other equipment standing on pavement that has not cooled sufficiently to prevent indentation.

408-3.14 JOINTS. Minimize the number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement. No quantity deduction will be made for materials removed for joint preparation.

Remove to full depth improperly formed joints resulting in surface irregularities. Replace with new asphalt concrete mixture, and thoroughly compact.

Precut all pavement removal to a neat line with a power saw or by other approved method.

Form transverse joints by saw cutting back on the previous run to expose the full depth of the course or use a removable bulkhead. Skew transverse joints between 15-25 degrees.

Offset the longitudinal joints in one layer from the joint in the layer immediately below by at least 6 inches. Align the joints of the top layer at the centerline or lane lines. Where preformed marking tape striping is required, offset the longitudinal joint in the top layer not more than 6 inches from the edge of the stripe.

Seal the vertical edge of pavement with Crafco 34524 Joint Adhesive or approved equal before completing the longitudinal joint by paving against it. Apply a 1/8 inch, thick band of joint adhesive over the surface according to manufacturer’s recommendations.

For the top layer of asphalt concrete pavement, the minimum specification limit for longitudinal joint density is 91% of the MSG of the panel completing the joint.  Cut one 6 inch, diameter core centered on the longitudinal joint at each location that the mat completing the joint is cored for acceptance density testing. Density will be determined in accordance with WAQTC FOP for AASHTO T 166/T 275.

Seal the pavement surface 12 inches on each side of all the longitudinal joints while the pavement is clean, free of moisture, and before traffic marking. Use GSB-78 (from Asphalt Systems), or approved equal.

408-3.15 SURFACE TOLERANCE.  The Engineer will test the finished surface after final rolling at selected locations using a 16 foot or straightedge. Correct variations from the testing edge, between any two contacts, greater than 1/4 inch.

The Engineer will measure the surface smoothness of the top layer of asphalt concrete pavement in the driving lanes with an inertial profiler before final acceptance of the project.  Remove and replace, or grind smooth any area of final pavement surface that has a smoothness exceeding the straight edge tolerance.   Costs associated with meeting surface tolerances are subsidiary to the Asphalt Concrete pay item.

After completion of corrective work, the Engineer will measure the pavement surface in the driving lanes a second time for a smoothness price adjustment.  No measurements will be taken in turn lanes, lane transitions, or within 25 feet of previously existing pavement at the project beginning and end.

Smoothness will be measured in both wheel paths of each lane and reported as profilograph results (PrI) filtered with a 0.2 inch blanking band. Report PrI as a job average for all measured lanes, calculated to the nearest 0.1 inch.

408-3.16 PATCHING DEFECTIVE AREAS.  Remove any asphalt concrete mixture that becomes contaminated with foreign material, is segregated, or is in any way determined to be defective. Do not skin patch. Remove defective materials for the full thickness of the course. Cut the pavement so that all edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees. Coat edges with a tack coat meeting Section 402 and allow to cure. Place and compact fresh asphalt concrete mixture according to subsection 408-3.13 to grade and smoothness requirements.

Costs associated with patching defective areas are subsidiary to the Asphalt Concrete pay item.

408-4.01 METHOD OF MEASUREMENT. Section 109 and the following:

Asphalt Concrete.  Either by weighing, no deduction will be made for the weight of asphalt cement or anti-stripping additive, or by the area of final pavement surface.

Asphalt Price Adjustment. Calculated by quality level analysis under subsection 408-4.03.

Asphalt Cement. By the ton as follows. Method 1 will be used for determining asphalt quantity unless otherwise directed in writing. The procedure initially used will be the one used for the duration of the project. No payment will be made for any asphalt cement more than 0.4% above the optimum asphalt content specified in the Job Mix Design.

1.	Percent of asphalt cement for each sublot multiplied by the total weight represented by that sublot. ATM 405 or WAQTC FOP for AASHTO T 308 will determine the percent of asphalt cement. The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity. If no acceptance testing is required, the percent of asphalt cement is the target value for asphalt cement in the Job Mix Design.

2.	Supplier's invoices minus waste, diversion and remnant. This procedure may be used on projects where deliveries are made in tankers and the asphalt plant is producing asphalt concrete mixture for one project only.

The Engineer may direct, at any time, that tankers be weighed in the Engineers presence before and after unloading. If the weight determined at the project varies more than 1% from the invoice amount, payment will be based on the weight determined at the project.

Remnant or diversion will be calculated based on tank stickings or weighing the remaining asphalt cement. The Engineer will determine the method. The weight of asphalt cement in waste asphalt concrete mixture will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Anti-Strip Additive. Subsidiary to and based on the weight of asphalt cement containing required additive.

Longitudinal Joint and Joint Adhesive.  By the lineal foot of longitudinal joint.

408-4.02 ACCEPTANCE SAMPLING AND TESTING. The quantity of each type of asphalt concrete mixture produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 5,000 tons. The lot will be divided into sublots of 500 tons; each randomly sampled and tested for asphalt cement content, density, and gradation according to this subsection. If the project has more than 1 lot, and less than 8 additional sublots have been sampled at the time a lot is terminated, either due to completion of paving operations or the end of the construction season (winter shutdown), the material in the shortened lot will be included as part of the prior lot. The price adjustment computed, according to subsection 408-4.03, for the prior lot will include the samples from the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1,500 tons and 5000 tons, the contract quantity will be considered 1 lot.  The lot will be divided into sublots of 500 tons and randomly sampled for asphalt cement content, density, and gradation according to this subsection. Hot mix asphalt quantities of less than 300 tons remaining after dividing the lot into sublots will be included in the last sublot.  Hot mix quantities of 300 tons or greater will be treated as an individual sublot.  The lot will be evaluated for price adjustment according to subsection 408-4.03.

For contract quantity of less than 1,500 tons, (or for temporary pavement), asphalt concrete pavement will be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the asphalt concrete pavement to the specified depth and finished surface requirements and tolerances.

Any area of finished surfacing that is visibly segregated or fails to meet surface tolerance requirements is considered unacceptable according to subsection 105-1.11.

1. 	Asphalt Cement Content. Samples for the determination of asphalt cement content will be taken from either the windrow, the end of the auger, or behind the screed before initial compaction. Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable. At the discretion of the Engineer, asphalt cement content will be determined in accordance with ATM 405 or WAQTC FOP for AASHTO T 308.

2. 	Asphalt Cement Quality. The Contractor shall sample asphalt cement from the asphalt cement supply line when requested, witnessed by the Engineer’s representative.  After purging residual asphalt cement, take 3 one-quart samples into wide mouth metal containers. Asphalt cement will be sampled for acceptance testing according to WAQTC FOP for AASHTO T 40 and tested for conformance to the specifications in Section 702.  Three separate samples will be taken, one for acceptance testing, one for Contractor retesting, and one held in reserve for referee testing.

3.	Aggregate Gradation.

a.	Drum Mix Plants. Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a diverter device, from the stopped conveyor belt or from the same location as samples for the determination of asphalt cement content. Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable. The aggregate gradation for samples from the conveyor system will be determined in accordance with WAQTC FOP for AASHTO T 27/T 11. For asphalt concrete mixture samples, the gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement. Locate diverter devices for obtaining aggregate samples from drum mix plants on the conveyor system delivering combined aggregates into the drum. Divert aggregate from the full width of the conveyor system and maintain the diverter device to provide a representative sample of aggregate incorporated into the asphalt concrete mixture.

- Batch Plants. Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates. Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable. Dry batched aggregate gradations will be determined according to WAQTC FOP for AASHTO T 27/T 11. For asphalt concrete mixture samples, the aggregate gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

4.	Density. Cut full depth core samples from the finished asphalt concrete pavement within 24 hours after final rolling. Neatly cut one 6 inch diameter core sample with a core drill from each sublot at the randomly selected location marked by the Engineer. Use a core extractor to prevent damage to the core.  The Engineer will determine the density of the core samples in accordance with WAQTC FOP for AASHTO T 166/T 275. Do not core asphalt concrete pavement on bridge decks. Backfill and compact all voids left by coring with new asphalt concrete mixture within 24 hours.

5.	Retesting. A retest of any sample outside the limits specified may be requested provided the quality control requirements of 408-2.05 are met. Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result. The Engineer will mark the sample location for the density retest. The original test results for gradation, asphalt cement content, and density will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor. Only one retest per sample is allowed. Except for the first lot, gradation or asphalt cement content retesting of the sample from the first sublot of a lot will include retesting for the MSG.

408-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to each type of Asphalt Concrete Pavement, for which the contract quantity equals or exceeds 1,500 ton, except as defined in subsection 408-4.02.

Acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis method as specified in subsection 106-1.03 to determine the total estimated percent of the lot that is within specification limits. Asphalt cement content results will be reported to the nearest 0.1 percent.

The price adjustment is based on the lower of two pay factors. The first factor is a composite pay factor for asphalt concrete mixture that includes gradation and asphalt cement content. The second factor is for density.

A lot containing asphalt concrete pavement with less than a 1.00 pay factor will be accepted at an adjusted price, provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer. A lot containing asphalt concrete pavement that fails to obtain at least a 0.75 pay factor will be considered unacceptable and rejected under subsection 105-1.11.

The Engineer will reject asphalt concrete mixture that appears to be defective based on visual inspection. A minimum of two samples will be collected from the rejected mixture and tested if requested. If test results are within specification limits, payment will be made for the mixture. If any of the test results fail to meet specifications, no payment will be made and the cost of the testing will be subtracted under Item 408(3) Asphalt Price Adjustment. Costs associated with removal and disposal of the rejected asphalt concrete mixture are subsidiary to the Asphalt Concrete pay item.

Outlier Test. Before computing the price adjustment, the validity of the test results will be determined by SP-7, the Standard Practice for Determination of Outlier Test Results. Outlier test results will not be included in the price adjustment calculations.

If a sieve size on a gradation test or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sublot will not be included in the price adjustment. The density test result for that sublot will be included in the price adjustment provided it is not an outlier.

If the density test result is an outlier, the density test result will not be included in the price adjustment, however, the gradation and asphalt cement content results for that sublot will be included provided neither is an outlier.

Quality Level Analysis. Pay factors are computed as follows:

1.	Outliers (determined by SP-7), and any test results on material not incorporated into the work, are eliminated from the quality level analysis.

The arithmetic mean () of the remaining test results is determined:

Where:	= summation of

x = individual test value to xn

n = total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the No. 200 sieve.  is rounded to the nearest hundredth for asphalt cement content and the No. 200 sieve.

2.	The sample standard deviation(s), after the outliers have been excluded, is computed:

Where:	(x2)	=	sum of the squares of individual test values.

(x)2	=	square of the sum of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the No. 200 sieve. The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt cement content and the No. 200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and all sieves except the No. 200. Use s = 0.020 for asphalt cement content and the No. 200 sieve.

3.	The USL and LSL are computed. For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 408-2. The TV is the specification value specified in the approved Job Mix Design.

TABLE 408-2

LOWER SPECIFICATION LIMIT (LSL) &

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 1 inch sieve | TV-1.0 | TV |
| 3/4 inch sieve | TV-6.0 | TV+6.0 |
| 1/2 inch sieve | TV-6.0 | TV+6.0 |
| 3/8 inch sieve | TV-6.0 | TV+6.0 |
| No. 4 sieve | TV-6.0 | TV+6.0 |
| No. 8 sieve | TV-6.0 | TV+6.0 |
| No. 16 sieve | TV-5.0 | TV+5.0 |
| No. 30 sieve | TV-4.0 | TV+4.0 |
| No. 50 sieve | TV-4.0 | TV+4.0 |
| No. 100 sieve | TV-3.0 | TV+3.0 |
| No. 200 sieve1 | TV-2.0 | TV+2.0 |
| Asphalt % | TV-0.4 | TV+0.4 |
| Density % | 92 | 98 |

Note 1.Tolerances for the No. 200 sieve may not exceed the broadband limits in Table 703-3.

4.	The Upper Quality Index (QU) is computed:	 QU

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	The Lower Quality Index (QL) is computed:	 QL

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	PU (percent within the upper specification limit which corresponds to a given QU) is determined. See Subsection 106-1.03.

7.	PL (percent within the lower specification limit which corresponds to a given QL) is determined. See Subsection 106-1.03.

8.	The Quality Level (the total percent within specification limits) is determined for aggregate gradation, asphalt cement content, and density.

Quality Level = (PL + PU) - 100

9.	Using the Quality Levels from Step 8, the lot Pay Factor is determined for Density (DPF) and gradation and asphalt cement content pay factors (PF) from Table 106-2. The maximum pay factor for the largest sieve size specification for gradation is 1.00.

10.	The Composite Pay Factor (CPF) for the lot is determined using the following formula:

[f3/4 inch (PF3/4 inch) + f1/2 inch (PF1/2 inch) +....fac (PFac)]

CPF =

f

The CPF is rounded to the nearest hundredth.

Table 408-3 gives the weight factor (f) for each sieve size and asphalt cement content.

TABLE 408-3

WEIGHT FACTORS

| Gradation | Factor “f” |
| --- | --- |
| 3/4 inch sieve | 4 |
| 1/2 inch sieve | 5 |
| 3/8 inch sieve | 5 |
| No. 4 sieve | 4 |
| No. 8 sieve | 4 |
| No. 16 sieve | 4 |
| No. 30 sieve | 5 |
| No. 50 sieve | 5 |
| No. 100 sieve | 4 |
| No. 200 sieve | 20 |
| Asphalt % | 40 |

The price adjustment will be based on either the CPF or DPF, whichever is the lowest value. The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1.00] x (tons in lot) x (PAB)

* CPF or DPF, whichever is lower.

PAB = Price Adjustment Base per ton  = $55 per ton

A.	EVALUATION OF ASPHALT CEMENT

Asphalt cement will be randomly sampled and tested every 200 tons and evaluated for price adjustment.  If the last sample increment is less than 100 tons, that quantity of asphalt cement will be added to the quantity represented by the previous sample and the total quantity will be evaluated for price adjustment.  If the last sample increment is greater than 100 tons, it will be sampled, tested and evaluated separately.  Asphalt cement pay reduction factors for each sample will be determined from Table 408-4.

The total asphalt cement price adjustment is the sum of the individual sample price adjustments and will be subtracted under Item 408(3) Asphalt Price Adjustment.

Table 408-4

ASPHALT CEMENT PAY REDUCTION FACTORS

(Use the single, highest pay reduction factor)

|  | #### Spec | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 0 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.1 | 0.25 | Reject or Engr Eval |
| ##### Tests On Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | <2 lb.s/ft2 | <2 |  | >2 |  |  |  |  |  |  |
| Dynamic Shear | >675 lb/ft2 | >675 |  | 675-600 |  |  |  | 599-480 | 479-340 | <340 |
| Toughness | >110 in-lbs | >93.5 | 90.0-93.4 | 85.0-89.9 | 80.0-84.9 | 75.0-79.9 | 70.0-74.9 |  |  | <70.0 |
| Tenacity | >75 in-lbs | >63.8 | 61.0-63.7 | 58.0-60.9 | 55.0-57.9 | 52.0-54.9 | 48.0-51.9 |  |  | <48.0 |
| ##### Tests On RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | <1.00 % | <1.00 |  | 1.001-1.092 |  |  |  | 1.093-1.184 | 1.185-1.276 | >1.076 |
| Dynamic Shear | >1,500 lb/ft2 | >1,500 |  | 1480-1220 |  |  |  | 1219-965 | 964-705 | <705 |
| ##### Test On PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | <3,360,000 lb/ft2 | <3,360,000 |  | 3,361,000-3,554,000 |  |  |  | 3,555,000-3,748,000 | 3,749,000-3,943,000 | >3,943,000 |
| Creep Stiffness, S | <20,161,000 lb/ft2 | <20,161,000 lb/ft2 |  | 20,162,000-22,715,000 |  |  |  | 22,716,0000-26,075,000 | 26,076,000-30,241,000 | >30,241,000 |
| Creep Stiffness, m-value | >0.300 | >0.300 |  | 0.299-0.287 |  |  |  | 0.286-0.274 | 0.273-0.261 | <0.261 |
| Direct Tension | >1.0 % | >1.0 |  | 0.99-0.86 |  |  |  | 0.85-0.71 | 0.70-0.56 | <0.56 |

# Asphalt Cement Price Adjustment for each sample = 5 x PAB x Qty X PRF

PAB = Price Adjustment Base

Qty = Quantity of asphalt cement represented by asphalt cement sample

PRF = Pay Reduction Factor from Table 408-4

Asphalt Cement Appeal Procedure.  Once notified of a failing test result of an asphalt cement sample, the Contractor has 21 days to issue a written appeal.  The appeal must be accompanied by all of the Contactor’s quality control test results and a test result of Contactor’s sample of this lot tested by an AASHTO accredited asphalt laboratory (accredited in the test procedure in question).  The Engineer will review these test results and using ASTM D3244 determine a test value upon which to base a price reduction.

If the Contractor challenges this value, then the referee sample held by the Department will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  This test result will be incorporated into the ASTM D3244 procedure to determine a test value upon which to base a price reduction. If this final value incurs a price adjustment, the Contractor under Item 408(3) Asphalt Price Adjustment, shall pay the cost of testing the referee sample.

The total Asphalt Price Adjustment is the sum of all the price adjustments for each lot.

B.	EVALUATION OF PAVEMENT FOR SMOOTHNESS.

The top layer of asphalt concrete pavement will be measured according to 401-3.15 and evaluated for a smoothness price adjustment.  The Engineer will calculate the smoothness price adjustment as follows:

Smoothness Price Adjustment = PAB x PQ x SF

PAB = Price Adjustment Base (408-4.03)

PQ = Final quantity of Asphalt Concrete Mixture

PrI = Profile Index

SF = Smoothness Factor

PQ = Final quantity of Asphalt Concrete Mixture, tons

PrI = Profile Index  as inches per mile

If the PQ is less than 1,500 tons,	 SF = 0

If the PQ is 1,500 to 5,000 tons, 		 SF = 0.1166 – (0.01666 x PrI)

If the PQ is greater than 5,000 tons, 	 SF = 0.0583 – (0.0083 x PrI)

The smoothness price adjustment will be applied under Item 408(3) Asphalt Price Adjustment.

- C.	EVALUATION OF LONGITUDINAL JOINT DENSITY

Longitudinal joint density price adjustments apply when asphalt concrete mixture quantities are equal to or greater than 1,500 tons. An price adjustment will be based on the average of the joint densities on a project and determined as follows:

1.	If project average joint density is less than 91% MSG, apply the following disincentive:

Deduct = ($1.00 per lineal foot) x (lineal feet of paved joint for the entire project) x (91 % – Project Average Joint Density %) x 100    (Note: convert % to decimals in this equation)

2.	If project average joint density is greater than 91% MSG apply the following incentive:

Add = ($1.00 per lineal foot) x (lineal feet of paved joint for the entire project) x (Project Average Joint Density % – 91%) x 100        (Note: convert % to decimals in this equation)

The longitudinal joint price adjustment will be included in Item 408(3) Asphalt Price Adjustment.

408-5.01 BASIS OF PAYMENT.  The accepted quantity will be paid for at the adjusted contract unit price for the pay item listed below, complete in place.

The Asphalt Price Adjustment will be the sum of the price adjustments for each lot, and for fees accrued for failure to cut cores and/or backfill voids left by sampling in the allotted time as outlined in subsection 408-4.02.

Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day. Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day. The accrued amount will be subtracted under Item 408(3) Asphalt Price Adjustment.

Asphalt cement, anti-stripping additives, tack coat, and crack sealing (subsection 401-3.07) are subsidiary to the asphalt concrete pavement unless specified as pay items

Payment for furnishing and installing joint adhesive and sealing the pavement adjacent to the joints will be paid as 408(4) Longitudinal Joint Adhesive and Sealing.

Price adjustments will not apply to:

1.	Asphalt Concrete Mixture for leveling course

2.	Temporary Pavement

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

408(1A) 	Asphalt Concrete, Type V 	Ton

408(1B)	Asphalt Concrete, Type VH, Hard Aggregate	Ton

408(2) 	Asphalt Cement, PG 64-28 	Ton

408(3) 	Asphalt Price Adjustment 	Contingent Sum

408(4) 	Longitudinal Joint Adhesive and Sealing 	Lineal Foot

408-5.02 PAVEMENT WARRANTY.

The Contractor shall warranty the top surface of the asphalt pavement to be free from the following defects;

- Raveling, or segregation

- Potholes

- Delaminating or slippage

- Shoving, bleeding, or plastic deformation (only if a price reduction was assessed due to gradation and asphalt content variation)

- Blisters

In September, at least one year after paving on the top surface, the Engineer will survey the pavement for the following pavement distresses after notifying the Contractor.

The Contractor shall repair pavement containing distresses exceeding the threshold values listed in Table 408-5. The remedial work specified (including traffic control) will not be paid for directly, but will be considered subsidiary to other asphalt pay items. Asphalt Concrete accepted for payment under this Contract is subject to warranty and the project performance and payment bond.

TABLE 408-5

| DISTRESS | THRESHOLD VALUE | REPAIR |
| --- | --- | --- |
| Raveling or segregation | Depth > ¼”, Area > 1 sq. ft. | Remove and Replace |
| Pothole | Depth > 1 inch | Cut out, and fill with mix |
| Delaminating, slippage | Any | Remove and replace full lane width |
| Shoving, bleeding, plastic deformation of out of spec mix | Depth > 3/8” | Remove and replace full lane width |
| Blisters | Height > 3/8” | Cut out, and fill with mix |

DISPUTE REVIEW BOARD. The disputes Review Board will resolve disputes that may arise involving the administration and enforcement of the construction process, the warranty process, or its mitigation. The Board consists of

- a representative of the Contractor,

- a representative of the Department,

- a neutral party (agreed upon by both the Contractor and the Department).

All parties agree to abide by the decisions made by the dispute review board.

### SECTION 504

### STEEL STRUCTURES

### CONSTRUCTION REQUIREMENTS

Special Provisions

504-3.01 FABRICATION.

8.	Welding.  Delete item e and f in the second paragraph and substitute the following:

- Names and qualifications of the NDE technicians

- Type and extent of NDE to be conducted, as required in the specifications and as shown on the approved shop drawings.

### SECTION 505

### PILING

Special Provisions

505-3.03 PILE Bearing Values.  Delete the first paragraph of this subsection and substitute the following: Drive piles, except piles for lighting standards, to the required ultimate bearing capacity.  For lighting standards, install piles of sufficient length to cut the pile at the required cut-off elevation and to provide the minimum installed length shown on the Plans.

505-3.09 Driving Piles.  Add the following: Sites for the lighting standard foundations can contain subsurface soils that consist of very dense sandy gravel with cobbles and boulders.

When the minimum pile length shown on the Plans for a lighting standard foundation can not be installed, install the pile tip to an elevation established by the Engineer.

505-4.01 Method of Measurement.

Add the following to the second paragraph:

Do not measure piles for lighting standards for payment.

505-5.01 BASIS OF PAYMENT. Add the following to the second paragraph:  Include costs of furnishing and installing piles for lighting standards in Item 660(3) Highway Lighting System Complete.

(06/26/03)R65USC02

# SECTION 508

# WATERPROOFING MEMBRANE

508-1.01 DESCRIPTION.  Add the following: Remove the existing asphalt pavement surface and membrane waterproofing on the following bridge:

| Bridge Number | Bridge Name |
| --- | --- |
| 1322 | Muldoon Road @ Glenn Highway Bridge |

508-3.01 APPLICATION OF MEMBRANE WATERPROOFING.  Replace a, b, and c of the ‘General’ subsection with the following:

Achieve the following results:

- Apply tack coat between one inch leveling course and concrete bridge deck.

- Complete bond between the membrane and the leveling course.

- Unbroken waterproof membrane in place between the leveling course and the asphalt overlay.

- Complete bond between the membrane and the asphalt overlay.

508-3.01 APPLICATION OF MEMBRANE WATERPROOFING.  Replace the ‘Preparation of Concrete Deck’ subsection with the following:

2. 	Remove Existing Asphalt and Membrane Waterproofing.  Before applying membrane:

- Remove existing asphalt concrete pavement down to the existing bridge deck.

- Do not employ removal methods that damage the concrete deck.

- Do not use a mechanical milling machine such as a reclaimer or planer.

- Remove any contaminants such as grease, oil or paint with solvents, detergents or by sand blasting.

- Power sweep the deck to remove all foreign materials such as dirt, dust, moisture and loose concrete.

- Before applying the tack coat, thoroughly clean the deck with compressed air.

508-3.01 APPLICATION OF MEMBRANE WATERPROOFING.  Replace the fourth paragraph with the following:

4.	 Sequencing reinstallation of Membrane.

- Apply tack coat to prepared concrete bridge deck.

- Place 1 inch thick leveling course of Asphalt Concrete Type IV, Class B.

- Place the membrane on 1 inch leveling course in accordance to the manufactures instructions.

- Place 2 inch lift of Asphalt Concrete Type V over membrane.

508-5.01 BASIS OF PAYMENT. Replace the second paragraph with the following:

Removal of existing pavement, waterproof membrane, tack, asphalt concrete type IV, class B leveling course and asphalt concrete type V wearing course are subsidiary to Item 508(1) Waterproofing Membrane.

SECTION 603

CULVERTS AND STORM DRAINS

Special Provisions

603-1.01 DESCRIPTION.  Add the following:  This work shall also consist of installing culvert marker posts.

603-2.01 MATERIALS.  Delete the second paragraph and substitute the following:  When Item 603(17-xx), Pipe, is listed in the bid schedule, furnish either Corrugated Steel Pipe (CSP) or Reinforced Concrete Pipe.  Corrugated Polyethylene Pipe is not allowed.  End Sections for Metal Pipe must be of the same material as the pipe.

Add the following:  Culvert marker posts shall meet the requirements of subsection 730-2.05, Flexible Delineator Posts.  The color shall be blue with no other markings.  The 2.5 inch by 6 foot post shall be rectangular in cross section with reinforcing ribs capable of a minimum bending radius of 9 inches.

Add the following subsection:

603-3.06 CULVERT MARKER POSTS.  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  Forty two inches of post shall remain above the ground after driving.

603-4.01 METHOD OF MEASUREMENT.  Delete the third item and add the following:  Culvert marker posts and end sections will not be measured for payment.

603-5.01 BASIS OF PAYMENT.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items.  (08/27/03)R42USC

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01 DESCRIPTION.  Add the following: This work consists of inspecting and cleaning the existing storm drain system.

Contact the AWWU Engineering Planning office (Brian Baus 564-2765) to coordinate a preconstruction inspection of the sanitary sewer facilities located within the projects limits before construction activity and a post construction inspection the after paving operations are complete. Note deficiencies found during the preconstruction inspection of the AWWU sanitary sewer facilities and before the Contractor begins work on the both of the projects.

Replace damaged storm drain manhole rings and lids within the project.  Replace damaged curb inlet frames and grates.

Replace sanitary sewer manhole metal rings and lids within the project with AWWU supplied materials.  Furnish and install the catch basin inlets and manholes frame and grates as shown in the Plans.

604-2.01 MATERIALS.  Add the following:  Metal Rings and Lids shall be supplied for the Sanitary Sewer Manholes.  To obtain these materials call Brian Baus (564-2765) in the AWWU Engineering Planning office 3 working days in advance

604-3.01 CONSTRUCTION REQUIREMENTS.  Delete the paragraph beginning with “Adust the manhole….” and substitute the following:

In roadways, set the manhole frame and cover to 3/8 inch plus or minus 1/8 inch below the finished pavement surface.  In walkways and bike paths, set the manhole frame flush with the surface. Within 30 days of beginning other construction activities, the Contractor shall inspect and clean storm drain manholes, inlets, catch basins, sumps, mainlines, laterals and culverts.

Add the following:  Probe the manholes with a calibrated bar.  If 50% or more of the manhole sump is filled with the debris, remove the debris. Remove debris from catch basins and inlets regardless of the quantity of debris.  No more than 5%-10% of debris should remain.  Remove debris (sticks, plastic bags) blocking culvert inlets and outlets.  Record the date of inspection, the depth of sediments, and whether the manhole was cleaned or not in a grid map book provided by the Engineer.

The Contractor shall provide equipment that is capable of cleaning storm drains.  The equipment shall be inspected and accepted by the Engineer before use on this project.  The Contractor shall provide traffic control while cleaning storm drains.

The work shall include disposal of silt, trash, debris and other material removed from the system. This material may be disposed at the Municipality of Anchorage Hazardous Materials Waste Disposal site.

Contact Brain Baus  (564-2765) at AWWU in writing a minimum of 3 working days in advance of construction activity to schedule a preconstruction inspection of the sanitary sewer manholes and a post inspection after paving operations are complete. Provide the Engineer a copy of the written notice.  The Contractor shall furnish the required traffic control and personal to assist AWWU while locating and performing the preconstruction and post construction inspections. Both the Contractor and the Engineer shall witness the condition and location of each sanitary sewer manhole. The Contractor forfeits right to deny damages done by the Contractor or agents during the course of work if the Contractor fails to participate in this inspection.

Contact Brian Baus (564-2765) 3 working days in advance to schedule the pick up of AWWU supplied sanitary sewer manhole metal rings and lids required for the project.

## 604-4.01 METHOD OF MEASUREMENT.  Add the following: Item 604(20) Clean Drainage System, will be measured in the manner specified in the directive authorizing the work.

604-5.01 BASIS OF PAYMENT.  Add the following:  Replacing castings is subsidiary to Item 604(4) Adjust Existing Manholes.

Payment for Item 604(13A) includes full compensation for labor, equipment and incidental materials required to remove the existing sewer manhole metal ring and lid and install the AWWU supplied sanitary sewer manhole metal rings and lids complete and accepted by the Engineer for the project.  Payment also includes full compensation for the transporting the AWWU supplied sanitary sewer manhole metal rings and lid to the project site from the AWWU warehouse.  The pre and post construction inspections are of the sanitary sewer manhole are subsidiary to Item 604(13A) and no separate payment shall be made.  Traffic control required for the pre and post inspections shall be paid under the specific 643 Items.

604(20) Clean Drainage System, will be made on a time and materials basis according to subsection 109-1.05, Compensation for Extra Work.  Traffic Control provided to clean storm drains will be paid under the 643 items.

Pay Item No.	Pay Item	Pay Unit

604(13A) 	Remove and Replace Sewer Metal Ring and Lid  	Each

604(20)	Clean Drainage System	Contingent Sum

SECTION 606

## GUARDRAIL

Special Provisions

606-1.01 DESCRIPTION.  This work shall consist of furnishing, constructing and placing Fixed Wood Bollards and Removable Steel Bollards to conform to the Plans and Special Provisions.

606-2.01 MATERIALS.  Add the following:

Fixed Wood Bollard		Posts		subsection 710-2.06

Preservatives	subsection  714-2.01

Removable Steel Bollard	Posts		subsection 710-2.06

- Padlocks for removable bollards shall be American Lock, WWE Series 3560 to be purchased from Action Locksmith, 243 W. 5th Avenue, Anchorage.  Telephone:  (907) 279-7050.  Cores are to be keyed to Municipality of Anchorage cores matched to a 645 key.  Installation of the cores must be authorized by Michael Swenson with MOA, phone 343-8270.

- 606-3.01 GENERAL.  Add the following:

- Bollards shall be set plumb, level and true to line.

Bollards shall be embedded in concrete.

606-3.05 TERMINAL SECTIONS.  Replace the first sentence of the second paragraph with the following:  Conform to these Specifications and the Standard Drawings with the following exception.  Modify Standard drawing G-20.10 to only allow an offset of 1.5 foot maximum ET-2000 or 2 feet for LET-2001.  (07/14/03)R266M98

606-4.01 METHOD OF MEASUREMENT.  Add the following:

- Fixed Wooden Bollard. Measured by each unit installed and accepted.  Excavation, backfill, concrete footings, and incidental work required to complete work according to the Plans will not be measured for payment but will be subsidiary.

- Removable Steel Bollard.  Measured by each unit installed and accepted.  Hardware, fittings, concrete foundations, steel reinforcement, and padlocks will not be measured for payment but will be subsidiary.

606-5.01 BASIS OF PAYMENT.  Add the following:

Padlocks for removable bollards are subsidiary to Item 606(17B) Removable Steel Bollard and no separate payment shall be made.

Pay Item No.	Pay Item	Pay Unit

606(17A)	Fixed Wood Bollard	Each

606(17B)	Removable Steel Bollard	Each

SECTION 608

SIDEWALKS

Special Provisions

608-3.03 CURB RAMPS. Replace the first sentence with the following:  Retrofiting curb ramps consists of removal and replacement of existing ramps, curb, sidewalk, and asphalt according to the details and locations shown on the Plans. Provide labor, materials, and equipment necessary to bring existing curb ramps up to current ADA standards.  Install composite detectable warning tiles such as Armor Tile Cast-In-Place In-Line Tactile Panels, manufactured by Engineered Plastics, Inc., or approved tactile warning bumps as shown in the details on the Plans.

Once the Contractor begins work on a curb ramp the Contractor shall have 6 days to demolish the existing curb ramp and reconstruct a new curb ramp.  If the Contractor does not complete the work on that curb ramp within 6 days a price adjustment will be assessed to the Contractor as indicated in subsection 643-3.06 Traffic Price Adjustment.

Add subsection:

608-3.04 DETECTABLE WARNINGS.  Construct detectable warnings according to the details and the locations shown on the Plans.  Install cast in place tactile tiles integral with new construction.  Install either molded in place epoxy systems, or remove the ramp and replace with new concrete and integrally attached tactile tile, when retrofitting existing cured concrete ramps.  Install tile so there are no vertical changes in grade exceeding 0.25 inch or horizontal gaps exceeding 0.5 inch.  Align pattern on a square grid in the predominant direction of travel.  Detectable warnings are made of composite materials, safety yellow color, slip resistant, with truncated dome pattern.

When detectable warnings are required for uncurbed asphalt path to roadway intersections, install Top Mark or approved equal heat activated glue down 12” x 24” panels according to the manufactures instructions full width of the path.

Detectable warnings shall be manufactured and installed according to the Americans with Disabilities Act Accessible Guideline.

608-4.01 METHOD OF MEASUREMENT.  Replace Curb Ramp with the following:

Curb Ramp. By each installation, complete in place and accepted by the Engineer, including removal of the existing curb ramp, construction of the detectable warnings, ramp runs, flares, and landings necessary to provide a single street-level access.

608-5.01 BASIS OF PAYMENT.  Add the following:

Obliteration of existing asphalt pathway shown on the Plans for realignment of the pathway will be subsidiary to Item 608(3) Asphalt Sidewalk.

Concrete and tactile warning bumps used in the construction of curb ramps are subsidiary to item 608(6) Curb Ramp, with the following exception.

Curb ramps not identified on the Plans to be retrofitted but show installation of detectable warnings tiles will be paid for by each installation under Item 608(10) Detectable Warning Tiles.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

608(10)	Detectable Warning Tiles	Each

## SECTION 609

## CURBING

Special Provisions

609-3.02 CAST-IN-PLACE CONCRETE CURBING.  Add the following to the sixth paragraph: Concrete placed by the extrusion or slip-form process shall have a slump of less than 2 inches.  (11/06/02)R202USC02

SECTION 615

# STANDARD SIGNS

# Special Provisions

615-2.01 MATERIALS.  Under item 1.  delete the first sentence and substitute the following: Unless Shop Drawings have been provided in the Contract, submit shop drawings for signs that require the use of the Alaska Sign Design Specifications (ASDS), the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual, letter width and spacing charts for approval before fabrication. (11/06/02)R50USC02

Under item 2. Delete the last paragraph.

Standard Modification

615-2.01 MATERIALS.  Under Item 2.  Sign Fabrication, delete Items b. and c. and replace with the following:

b.	Railroad Crossbucks and Vertical Crossbuck Support Panels:  Use 3M “Diamond Grade VIP”, or approved equal.

c.	Nonilluminated Overhead Signs with White Legends on Green Backgrounds:  Use 3M “Diamond Grade LDP” (Long Distance Performance) sheeting for legends on 3M “High Intensity” beaded background sheeting, or approved equal on sheet aluminum panels.  (6/30/04)E13

Special Provisions

615-3.01 CONSTRUCTION REQUIREMENTS.  Delete item 1 and substitute the following:

1.  	Install signpost foundations according to subsection 660-3.02.

Replace the sixth sentence in item 7 and substitute the following:

Deliver sign panels, posts and hardware to the State Maintenance Yard located in Anchorage.

Add the following:

15.	Clear brush around existing signs to improve visibility.

615-3.02 SIGN PLACEMENT AND INSTALLATION.  Add the following:  Do not remove existing signs without authorization from the Engineer.

615-5.01 BASIS OF PAYMENT.  Delete the first sentence and substitute the following:  Sign posts, bases, mounting hardware, and concrete used for sign bases are subsidiary.

Add the following:  No separate payment for keeping existing signs in service until they are no longer needed or temporary relocation of existing signs will be made.  This work is subsidiary to Item 615(1) Standard Sign.

No separate payment for removal of existing sign post foundations or work required to abandon them in place will be made, but shall be subsidiary to Item 615(1) Standard Sign. (11/06/02)R50USC02

No separate payment for Remove and Relocate Existing Sign will be made.  This work will be subsidiary to Item 615(1) Standard Sign.

Clearing brush around existing signs is subsidiary to 615 items.

SECTION 618

SEEDING

Special Provision

618-1.01 DESCRIPTION.  Add the following:  Topsoil and seed new or disturbed slopes and other areas directed by the Engineer.  Rake the soil and apply seed, mulch, fertilizer, and water.  Provide a living ground cover on slopes as soon as possible.

618-2.01 MATERIALS.  Add the following to the list of material specifications:

Provide topsoil of the class specified on the Plans.

Mulch	Subsection 727-2.01

618-3.01 SOIL PREPARATION.  Add the following:  Spread the topsoil evenly to a minimum depth of 4 inches, after compaction and settlement, on designated areas to be seeded and as described in Section 618.

Areas to be topsoiled and seeded shall be stabilized by compacting with a hand operated, non-vibrating, water filled roller.  This should be completed as soon as topsoil is placed.  Topsoiled areas shall be evenly compacted.

Equipment performing the placement of topsoil, or other operations for this project shall be kept clear of wetland areas.  If access into the wetland is required, it shall be approved by the Engineer and shall be performed under close supervision.

Topsoil shall not be placed in heavy rainfall, snowfall, when the ground or topsoil is frozen, excessively wet, or in a condition detrimental to the work.  Contractor shall keep roadway surfaces clean of topsoil during hauling and spreading operations.

Apply seed as detailed in subsection 618-3.03 immediately after the shaping of the slopes.  Cover all slopes to be seeded with topsoil according to Section 620.  Prepare slopes for seed by "raking", so that no slip planes are created.  Complete slope preparation as soon as topsoil is placed on the slopes. Rounding the top and bottom of the slopes is acceptable to create a pleasing appearance, but do not disrupt drainage flow lines.

618-3.02 SEEDING SEASONS.  Add the following:  Seeding shall be performed between May 15 and August 15.

618-3.03 APPLICATION.  Add the following:  Apply seed, mulch, and fertilizer as follows per 1,000 square feet.  Apply seed and mulch in one application if using the hydraulic method.  Apply fertilizer with the hydraulic method.

| Component | Ingredients | Application Rate (per MSF) |
| --- | --- | --- |
| Seed | Red Fescue (Boreal) Annual Ryegrass (Lolium) Kentucky Bluegrass: Nugget Merion | 2.00 lbs. 0.25 lbs. 1.50 lbs. 1.25 lbs. Total= 5.00 lbs. |
| Soil Stabilizer Slope ≤ 3:1 Slope >3:1 | Mulch Mulch with tackifier | 46 lbs. 45-58 lbs. |
| Fertilizer | 20-20-10 | 12.0 lbs. |

Do not remove the required tags from the seed bags.

618-3.04 PLANT ESTABLISHMENT AND MAINTENANCE.  Add the following:  Watering equipment shall be equipped with, or followed by a vehicle equipped with a Type B advance warning arrow panel using caution mode in accordance with Part VI of the Alaska Traffic Manual.

618-4.01 METHOD OF MEASUREMENT.  Add the following:

Limestone, if required, will not be measured for payment, but will be subsidiary to Item 618(6) Topsoil and Seeding.

Topsoil and Seeding.  Will not be measured for payment.

618-5.01 BASIS OF PAYMENT. Add the following:  The work described under subsection 618-3.01 Soil Preparation is subsidiary to seeding.

Seed, water, fertilizer, mulch and carrier as described above, including labor, equipment, and materials required to repair seeded surfaces will not be paid for directly, but will be subsidiary to Item 618(6) Topsoil and Seeding.

Water required for the hydraulic method of application is subsidiary to seeding.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

618(6)	Topsoil and Seeding	Lump Sum

USKH(2/16/05)

SECTION 622

REST AREA FACILITIES

Special Provisions

622-3.08 RELOCATING BENCHES AND TRASH RECEPTACLES.  Salvage, store, and install existing bench and trash receptacle at locations shown in the plans.

Remove and salvage designated benches and trash receptacles without damage. Replace at the Contractor’s expense the above mentioned rest area appurtenances that has been damaged or destroyed by the Contractor’s operations.

As directed, repair or replace damaged existing benches or trash receptacles that are to be relocated or reused in place.  The Engineer will determine the extent of repairs or replacements. The Department will pay for the repairs or replacements ordered as extra work according to subsection 109-1.05.  Refinish metal materials according to subsection 660-3.01.8.

The salvaged benches and trash receptacles shall be placed on a Portland cement concrete pad.  The concrete pad for the benches shall be a minimum of 7.5 inches deep, 40 inches wide, and 86 inches long.  The concrete pad for the trash receptacles shall be a minimum of 7.5 inches deep and 24 inches square.  If necessary, increase the size of the pad to ensure that the concrete pad is sized to accommodate the rest area appurtenance being installed.  Maintain 3 inches minimum edge clearance from center of expansion bolt to edge of concrete.

Excavate to the required depth and to a width necessary to install and brace the forms.  Shape and compact the foundation to a firm, even surface conforming to the section shown on the Plans. Replace soft and yielding material with approved material.  Compact bed course material according to subsection 203-3.04.

Use full depth forms made of wood or metal.  Use forms that are straight, free from warp, and strong enough to resist the pressure of the concrete without springing.  Coat forms with an approved form release agent.  Brace and stake the forms as to maintain position until removal.

Provide and install 6 x 6 – W2.9 x W2.9 welded wire reinforcement for each concrete pad and thoroughly moisten the foundation immediately before placing the concrete.

Finish the surface under subsection 501-3.09.4.  Edge the top of outside concrete pad edges with a ¼ inch radius.  The concrete pad surface shall be flush with the top of asphalt pavement surface.

Securely anchor benches and trash receptacles to new concrete pad foundation with galvanized steel or stainless steel expansion bolts.  Expansion bolts shall be sized to match existing.

622-4.01 METHOD OF MEASUREMENT.  Add the following:

Item 622(15), Relocate Bus Stop Bench.  By each complete unit removed, relocated, reinstalled, and functional.

Item 622(16), Relocate Trash Receptacle.  By each complete unit removed, relocated, reinstalled, and functional.

622-5.01 BASIS OF PAYMENT.  Add the following:

622(15) Relocate Bus Stop Bench and 622(16) Relocate Trash Receptacle. The contract price includes all materials, labor, equipment and incidentals required to complete the installation.  Providing material, including Portland cement concrete and galvanized steel anchor hardware, required to complete these items.  Removal and disposal of concrete pad shall be measured and paid for under Item 202(3) Removal of Sidewalk.

Pay Item No.	Pay Item	Pay Unit

622(15)	Relocate Bus Stop Bench	Each

622(16)	Relocate Trash Receptacle	Each

SECTION 627

## WATER SYSTEM

Special Provisions

627-1.01 DESCRIPTION. Add the following: Coordinate a preconstruction inspection of the AWWU facilities located within the limits of the project before construction activity begins and a post construction inspection after paving operations are complete. Any deficiencies found during the preconstruction inspection of the AWWU facilities and before the Contractor begins work on the project will be AWWU responsibility to correct.

Replace main valve box top section and lids within the projects limits with AWWU supplied materials.  To obtain these materials contact Brian Baus (564-2765 in the AWWU Planning office 3 working days in advance.

627-201 MATERIALS.  Add the following: AWWU will supply the Main Valve Box Top Sections and Lids required for the project.

# CONSTRUCTION REQUIREMENTS

627-3.01 GENERAL. Add the following: Contact Brian Baus at AWWU in writing a minimum of three working days in advance construction activities to schedule a preconstruction inspection of the valves and valve boxes.  Provide the Engineer a copy of the written notice.  The Contractor shall furnish the required traffic control and personal to assist AWWU while locating and performing the preconstruction and post construction inspections.  Both the Contractor and the Engineer shall witness the condition and location of each valve and/or valve box.  The Contractor forfeits the right to deny damages done by the Contractor or agents during the course of work if the Contractor fails to participate in this inspection.  It is the Contractor’s responsibility to protect and maintain valves and valve boxes in an operable condition during construction.  If AWWU finds valves or valve boxes damaged or rendered inoperable after the above inspection and before final inspection the Contractor shall repair the valves and/or valve boxes at the Contractor’s expense.

Contact Brian Baus (564-2765) 3 working days in advance to schedule the pick up of AWWU supplied materials for the project.

If service connection locates are required, call the Locate Center to request locates.

627-5.01 BASIS OF PAYMENT. Add the following:  The Contract price for item 627(10) includes removing and replacing the existing valve boxes shown on the Plans for the project with AWWU supplied materials.  Any intermediate adjustments required are subsidiary as well.  Payment also includes full compensation for the transporting the AWWU supplied valve box and lids to the project site from the AWWU warehouse.

The pre and post inspections are subsidiary to item 627(10) and no separate payment shall be made.  Traffic control required for the pre and post inspections shall be paid under the specific 643 Items.

SECTION 639

DRIVEWAYS

# Special Provisions

639-1.01 DESCRIPTION.  Add the following: This work also includes the construction of approaches at locations shown on the Plans.

639-3.01 CONSTRUCTION.  Delete the first sentence and substitute the following: Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT.  Delete the first sentence and substitute the following: By the number of driveways and approaches constructed as shown on the Plans or as directed.  Pavement removal and excavation required beyond the limits of the adjacent mainline will be subsidiary.

639-5.01 BASIS OF PAYMENT.  Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

639(6)	Approach	Each

Add the following: The contract unit price for 639(6) Approach, shall be full compensation for furnishing all equipment and labor necessary to complete the work as specified.  Excavation in approaches will not be measured for payment but will be considered subsidiary to 639 items.  Selected Material, Type A, Aggregate Base Course, and Asphalt Concrete required for 639(6) Approach will be paid for separately under the respective items listed in the bid schedule.

SECTION 641

EROSION, SEDIMENT, AND POLLUTION CONTROL

Standard Modification

641-1.02 DEFINITIONS.  Item 6.  Delete “7” so sentence reads:  Use  EPA Form 3510-13. E15 (6/30/04)

SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

Special Provision

642-1.02 DEFINITION.  Add the following definition:

6.	Closed Traverse:  A survey traverse that starts and ends upon Department provided control, relative positions having been determined by other surveys of equal or higher order of accuracy.  Monuments reestablished from original references will be considered Department provided control.  A closed traverse will require multiple angles and distances to and from each station

642-3.01 GENERAL.  Add the following sentence to the paragraph that starts “When the Department has not established…”:  Without prior written approval of the Survey Manager for the Region that the project is located, the use of GPS is not an acceptable method for directly establishing project centerline monuments or the direct reestablishing of missing Department provided control points.

642-3.02 CROSS SECTION SURVEYS.  Replace item 13 with the following:

13.	Submit the survey field notes and completed Monument of Record Forms for the specific area, relating to monument referencing, before beginning clearing, grubbing, or excavation.

642-3.03 MONUMENTS.  Delete the first and second paragraph and the first sentence of the third paragraph and replace with the following:  Install primary and secondary monuments, as called for in the Plans at the positions determined by the Department.  Reference property markers/corners, monuments, or accessories that may be disturbed or buried during construction.  Monument of Record Forms, available from the Project Engineer, shall be completed and submitted the Project Engineer for acceptance and recording by the Departments Survey/Location Section before ground disturbing activity.  Before completion of the project, reestablish disturbed property markers, corners, monuments or accessories form the original references in their original position and submit completed monument of Record Forms to the Project Engineer for acceptance and recording by the Departments Survey/Locations Section.

Keep records and report to the Project Engineer evidence that a monument has been disturbed and is no longer reliable or cannot be located and is presumed lost or obliterated.  Establish a minimum of two in line reference points to monuments identified for referencing on the Departments Right of Way Plans or Survey Control sheet.  In situations where in line references are not practical three swing tie reference pints will be accepted.  Set references outside of the Right of Way Plans or Survey Control sheet.  In situations where in line reference are not practical three swing tie reference points will be accepted.  Set references outside of the Right of Way limits.  Measure distances to the nearest 0.01 foot.  Record referencing of monuments in a separate field book stamped by the surveyor.  It is the Surveyors statutory responsibility to reference other monuments that may be destroyed during construction whether or not they are identified on the Right of Way Plans or Survey Control sheet.  Without prior written approval of the Survey Manager for the Region in which the project is located, the use of GPS is not an acceptable method of referencing monuments.

Replace existing monument disturbed by construction from the original references established before construction with Primary or Secondary monuments meeting the requirements of subsection 642-3.01.  Monuments reestablished from original reference will not require a final traverse.  A monument that cannot be reestablished form original references will require a final traverse as defined by subsection 642-1.02.

Delete the fourth sentence in the paragraph that begins “ the Surveyor must complete and stamp…”

642-3.05 FINAL TRAVERSE.  Delete the first two sentences and add the following:  Within 30 days after the Project Engineer receives a letter stating that construction activities that may disturb the monuments has ceased the Surveyor shall run a final closed traverse, as defined by subsection 642-1.02.  The closed traverse will begin and end on the two closest centerline monuments on either side of the monument to be established.  The centerline monuments being used to begin and end the traverse either must be undisturbed originals, or have been reestablished from original references.

SECTION 643

## TRAFFIC MAINTENANCE

# Special Provisions

643-1.01 DESCRIPTION.  Add the following as a third paragraph:  Illuminate construction activities listed in Table 643-2 during hours of night work.

643-1.02 DEFINITIONS.  Add the following paragraphs after paragraph titled “Construction Phasing Plan”:

Balloon Light:  Light surrounding by a balloon-like enclosure kept inflated by pressurized air or helium, and producing uniform light through 360 horizontal degrees.  The top half of the balloon enclosure shall be constructed of an opaque material.

Night Work:  Work occurring between sunset and sunrise except the “No Lighting Required” period shown in the table below:

| Latitude | No Lighting Required |  | Nearby |
| --- | --- | --- | --- |
| (degrees) | Start | End | Cities |
| < 61 | Lighting Required All Year |  | Everything South of Hope |
| 61 | June 11 | July 1 | Anchorage, Valdez, Girdwood |
| 62 | June 2 | July 13 | Wasilla, Palmer, Glennallen, Talkeetna |
| 63 | May 27 | July 17 | Cantwell, Paxson, McGrath |
| 64 | May 22 | July 21 | Tok, Delta, Nome |
| 65 | May 18 | July 25 | Fairbanks |
| 66 | May 14 | July 29 | Circle City |
| 67 | May 10 | August 2 | Coldfoot, Kotzebue |
| 68 | May 7 | August 6 | Galbraith Lake |
| 69 | May 3 | August 9 | Happy Valley |
| 70 | April 30 | August 12 | Deadhorse |
| 71 | April 27 | August 15 | Barrow |
| 72 | April 24 | August 19 |  |

***deleted***

643-1.03 TRAFFIC CONTROL PLAN.  Replace the last paragraph with the following: A waiver may be requested of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project in writing.  If the waiver is approved, movements of oversize and overweight vehicles in or near traffic within the project limits will be done according to the provisions of an approved Traffic Control Plan.  Maintain a minimum12 foot lateral separation between the nonstreet legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations. (01/18/05)R222USC04

643-1.04. WORKSITE SUPERVISOR.  Add the following to item 2. Duties:

i.  	Supervise lighting of Night Work.

Add the following new subsections:

643-1.07 NIGHT WORK LIGHTING PLAN (NWLP).  Submit a NWLP to the Engineer with the Traffic Control Plan or 30 days before starting of night work for projects where night work is planned.  Allow 7 days for review.  Make necessary modifications in response to the Engineer’s comments.  Do not begin night work before plan approval.

The NWLP shall be submitted on 11 inches by 17 inch paper at an appropriate scale for displaying the work.  The NWLP shall include:

1.	Layout plan showing light location and configuration, including both typical spacing and lateral placement.

2.	Description of light towers to be used.

3.	Description of electrical power source.

4.	Description of lighting provided by mobile equipment.

5.	Specific technical details, including lamp type and wattage, on all lighting fixtures to be provided.

6.	Details on any hoods, louvers, shields, or other means to be used to control glare.

7.	A document sealed by a professional engineer that certifies the lighting shown on the plan will provide the required illuminance and uniformity.

643-1.08 STATIC FIELD LIGHTING TEST.  Before work begins, do a static layout of the proposed construction and lighting equipment.  Tell the Engineer when the test will be conducted.  Wait until after dark and turn on all the lights.  Measure the resulting average and minimum horizontal illuminance levels in each 5, 10, or 20-foot-candle area.  The Engineer may verify readings with light measuring equipment.  In addition, the Engineer will determine whether the system produces too much glare.  Modify the system as necessary to provide the required illuminance level, uniformity, and glare mitigation.  After final modifications, have the same professional engineer that certified the NWLP certify the static layout complies with applicable illuminance level and uniformity requirements.  Submit the certification (sealed by the professional engineer) and the data to the Engineer.

Take meter readings on the roadway surface.  Determine average horizontal illuminance levels by measuring illuminance at each point in a uniform grid pattern, as defined below, across the area required to be illuminated (from Table 643-2).  Determine uniformity ratios by dividing the average of all measurements by the measurement at the dimmest point.

Locate the grid of measurement points as follows:

Maximum longitudinal spacing:  5 feet for lengths of 50 feet or less.  10 feet for longer areas

Maximum lateral spacing:  5 feet for widths of 50 feet or less.  10 feet for wider areas

Longitudinal offset from perimeter of illuminated area:  One half the longitudinal spacing.

Lateral offset from perimeter of illuminated area: One half the lateral spacing.  (02/05/04)ES06

643-2.01 MATERIALS.  Under item 10. Delete the second sentence.

Under item 16. Flagger Paddles, add the following last sentence:

During night work use flagger paddles that meet the criteria of this paragraph, except use reflective sheeting that is “diamond grade” sheeting or approved equivalent.  (02/05/04)ES06

Add the following:

17.	Flexible Markers.  Refer to subsection 606-2.01 Materials.

(01/18/05)R222USC04

Standard Modifications

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:  Immediately notify the Engineer of any traffic related accident that occurs within the project limits as soon as becoming aware of the accident.  (02/05/04)E10

## Special Provisions

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. Add the following: Whenever construction activity encroaches onto the safe route in a traffic control zone, the Contractor shall station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity. (01/18/05)R222USC04

Standard Modifications

643-3.04 TRAFFIC CONTROL DEVICES.

In the sixth paragraph, and also in Item 4.b. delete the words “ATTSA” and replace with “ATSSA” American Traffic Safety Services Association.  E16(6/30/04)

## Special Provisions

643-3.04 TRAFFIC CONTROL DEVICES.  Add the following to 1. Embankments.: Close all trenches and excavations at the end of each continuous work shift.

Add the following to 3. Fixed Objects.: Remove obstructions greater than 4 inches above the nominal foreslope grade at the end of each continuous work shift.

Delete item 6 and replace with the following:

6.	Street Sweeping.  Keep free of loose material all paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

- Power Brooming.  The Contractor shall use a power broom capable of ejecting all loose material to the shoulder of the road.  The Contractor shall remove all loose material from all pave portions of the roadway and haul routes open to the public. This includes sections of roadway off the project where the Contractor’s operations have deposited loose material.

Change items 7 and 8 to 8 and 9 respectively.

643-3.05 AUTHORITY OF THE ENGINEER.  Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT.  Add the following: Traffic Price Adjustment will also be applied to unacceptable driving conditions, such as severe bumps, washboarding, potholes, excessive dust or mud, or dirty or out of place traffic control devices.  The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full-unimpeded use by the public.  Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-9,999 | $30 |
| 10,000+ | $40 |

If a curb ramp is not completed within 6 days the Contractor will be assessed $4.00 for every minute the curb ramp remains under construction, under item 643(23) Traffic Price Adjustment.

643-3.08 CONSTRUCTION SEQUENCING.  Add the following:

Work shall be performed between 2000 hrs.  and 0800 hrs.  on Tudor Road.

To establish a smooth driving surface through the intersections, pave the entire length of the segment in a continuous operation.  Complete work in an entire segment before beginning pavement planing on the next segment.  Segment work shall begin with Segment 1 and advance sequentially.

The Contractor will be permitted to allow traffic to run on a milled surface only up to seven days.  At the end of a continuous work shift, both lanes of traffic in the same direction shall be milled and striped.  No pavement lips along the centerline will be left after the work shift has ended.  Contractor shall maintain traffic on a paved surface at all times.

##### Lane Restrictions

Minimum lane widths shall be 11 feet from face of curb and 10 feet without curb.

Obtain the local school bus schedule and coordinate work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.

##### Closures

The Contractor will be allowed one weekend closure for each of the following intersections:

Old Seward Highway– milling and paving, curb work, electrical

Bragaw Street– milling and paving, curb work, electrical

The closure shall be from Friday at 2200 hours to Monday at 0500 hours.

643-3.09 INTERIM PAVEMENT MARKINGS.  In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

- Add the following new subsection:

643-3.10 LIGHTING OF NIGHT WORK.

Illuminate the night work areas specified in Table 643-2 to the light levels specified.

This specification only covers lighting within project limits for the activities described in Table 643-2.  However, the Contractor is responsible for lighting all operations in all locations according to federal regulation 29 CFR 1926.56 and in a manner that meets task lighting needs.

Maintain a uniformity ratio no greater than 5:1 over illuminated areas.  Uniformity ratio is the ratio of average to minimum horizontal illuminance within the illuminated area.

Table 643-2

# Night Work Illumination Level and Area of Coverage

| Type of Work or Equipment | Lighting Configuration |
| --- | --- |
| Paving, Milling, Striping, Pavement Marking Removal, Rumble Strip Installation | At least 2 machine mounted balloon lights with a cumulative wattage of at least 4000 watts. Provide additional lights or wattage if necessary to provide complete coverage. |
| Rolling, pavement sweeping | At least 4 sealed beam halogen lamps in the front and four in the back. Each should be at least 55 watts. |
| Flagging | One light plant with 4 - 1000 watt metal halide lamps illuminating the flagger located within 50' of the normal flagger location. Orient to avoid creating glare for drivers. |
| Truck Crossings (meaning where haul vehicles cross or enter a road): 1) with roads with ADTs over 10,000 or 2) that are controlled by portable traffic signals or flaggers | One light plant with 4 - 1000 watt metal halide lamps located in a manner that will illuminate haul vehicles approaching the crossing. Orient to avoid creating glare for drivers. If it is not possible to illuminate both the flagger and haul vehicles at flagger controlled crossings, provide an additional light plant of the same type. |

***deleted***

***deleted***

Install lighting in a manner that minimizes glare for motorists, workers, and ***deleted*** residents living along the roadway.  Locate, aim, louver, and/or shield light sources to achieve this goal. When feasible, orient floodlights at 90 degrees to the direction of traffic flow.

The Engineer shall be the sole judge of when glare is unacceptable, either for traffic or for adjoining residences.  When notified of unacceptable glare, modify the lighting system to eliminate it.

If the Contractor fails to provide required lighting equipment ***deleted***, or provides lighting that creates unacceptable glare at any time, the Contractor shall cease the operation that requires illumination until the condition is corrected.

Lighting equipment shall be in good operating condition and in compliance with applicable OSHA, NEC, and NEMA codes.

Provide suitable brackets and hardware to mount lighting fixtures and generators on machines and equipment.  Design mountings so lights can be aimed and positioned as necessary to reduce glare ***deleted***.  Locate mounting brackets and fixtures so they don’t interfere with the equipment operator or overhead structures.  Connect fixtures securely in a manner that minimizes vibration.

Ensure ground, trailer, and equipment-mounted light towers ***deleted*** are sturdy and freestanding without the aid of guy wires.  Towers shall be capable of being moved as necessary to keep pace with the construction operation.  Position ground and trailer-mounted towers and trailers to minimize the risk of being impacted by traffic on the roadway or by construction traffic or equipment.

Raise trailer or equipment mounted lights to maximum height, except do not exceed clearance required for overhead objects such as trees, aerials utilities, or bridges.  Aim and adjust lights to provide the required light levels***deleted***.  Provide uniform illumination on the hopper, auger, and screed areas of pavers.  Illuminate the operator’s controls on the machines uniformly.

***deleted*** Furnish each side of nonstreet legal equipment with a minimum of 75 square inches high intensity retroreflective sheeting in each corner, so at least 150 square inches of sheeting is visible from each direction. Provide red sheeting on the rear of the equipment and yellow sheeting elsewhere.

Existing street and highway lighting and conventional vehicle headlights do not eliminate the need for the Contractor to provide lighting meeting the requirements of Table 643-2.

Provide sufficient fuel, spare lamps, spare generators, and qualified personnel to ensure that all required lights operate continuously during nighttime operations. Ensure generators have fuel tanks of sufficient capacity to permit operation of the lighting system for a minimum of 12 hours. In the event of any failure of the lighting system, discontinue the operation that requires illumination until the required level and quality of illumination is restored.

***deleted***

Provide sufficient fuel, spare lamps, generators, and qualified personnel to ensure the required lights operate continuously during nighttime operations.  Ensure generators have fuel tanks of sufficient capacity to permit operation of the lighting system for a minimum of 12 hours.  In the event of failure of the lighting system, discontinue the operation until the required level and quality of illumination is restored.

Maintain a supply of emergency flares for use in the event of emergency or unanticipated situations.  Comply with local noise ordinances.

Provide NCHRP 350 compliant breakaway bases for all post mounted electroliers located within the clear zone.

Standard Modifications

- Add the following new subsection:

643-3.11. HIGH VISIBILITY CLOTHING.  Ensure all workers within project limits wear an outer visible surface or layer that complies with the following requirements:

1.	Tops.

Wear fluorescent vests, jackets, or coverall tops conforming to Class 2 at all times.  Class 2 requires at least 775 square inches of conforming fluorescent red-orange background material and at least 201 square inches of conforming retroreflective striping.  Retroreflective striping shall be fluorescent yellow-green combined-performance material.

The vest, jacket, or coverall top shall have two over the shoulder combined-performance retroreflective stripes, and at least one 360-degree horizontal combined-performance retroreflective stripe around the torso.  Jackets and coverall tops shall have two horizontal combined-performance retroreflective bands on each sleeve; one above and one below the elbow.

2.	Bottoms.

Wear fluorescent red-orange Class E pants or coverall bottoms during nighttime work (sunset to sunrise).  Flaggers shall wear fluorescent red-orange Class E pants or Class E coverall bottoms at all times.  Furnish each garment with two 2-inch wide combined-performance fluorescent yellow-green retroreflective horizontal stripes on each leg.

3.	Raingear.

Raingear tops and bottoms, when worn as the outer visible surface or layer, shall conform to the requirements listed above in (1) Tops and (2) Bottoms.

- Exceptions.

When workers are inside an enclosed compartment of a vehicle, they are not required to wear high visibility clothing.

- Standard.

High visibility garments shall conform to the requirements of ANSI 107-1999 as well as this specification.  Class 2 and Class E garment requirements are defined in that standard. Retroreflective material must also qualify as combined-performance fluorescent material.

- Labeling.

All garments shall be labeled in conformance with Section 10.2 of ANSI-107-1999.

- Condition.

Furnish and maintain all vests, jackets, coveralls, rain gear, hard hats, and other apparel in a neat, clean, and presentable condition.  (12/02/03)E07

Special Provision

643-3.12 TEMPORARY ELECTROLIERS.  When the Contract includes Item 643(40) Temporary Electrolier, install temporary electroliers at the following locations:

1.	Along roadway segments that are illuminated when beginning work and the following conditions apply:

a.	Maintaining traffic on the subgrade, portions of the new pavement structure, or on the existing pavement.

b.	The permanent lighting system cannot be operational beforehand.

c.	When, because of grading operations, a vehicle is within 4 inches of ground clearance and 5 feet between the tires would snag on the existing foundations, or the tops of the existing foundations are more than 8 inches below the grade of the surrounding embankment.

2.	At locations specified by the Engineer, including

a.	Along detours and diversions, and

b.	Along traveled ways that transition from one typical section to another, and

3.	At temporary traffic signals.

4.	At the locations shown in the Plans.

The Department will not require lighting from midnight June 7 to midnight July 5.  Make temporary electroliers operational by sunset on the day replacing or retiring the existing system, or open a roadway and/or detour to traffic.

Submit a plan for each temporary electrolier system to the Engineer for review and approval before implementing.  Allow at least two weeks for review.  Provide temporary electroliers on the far right side of approaches at signalized intersections.  Luminaires and mast arms may be installed on the signal poles when they do not conflict with other overhead utilities.  Along roadways, choose one of the following options for temporary lighting plan:

1.	When one is included, use the temporary lighting plan detailed in the Plans.

2.	On roadways with existing lighting, provide new foundations and install poles and mast arms sized to keep the existing luminaires in their existing positions horizontally and vertically over the roadway.  In this case, no lighting design is required.

3.	Design temporary lighting system using the Contractor’s choice of luminaires, including the luminaires of the permanent lighting system.  Use a layout pattern, mounting height, and luminaire offset and spacing that provide a light distribution that conforms to AASHTO’s “An Informational Guide for Roadway Lighting” illuminance method of design.  Design the system for the roadway’s functional class as specified in the Department’s Annual Traffic Volume Report.

Furnish and install materials and miscellaneous hardware required to provide a functional lighting system, including foundations, branch circuitry, and electrical load centers.  Size the branch conductors to provide a maximum 5% voltage drop at the most remote luminaire.  Materials shall conform to the Specifications.  The illumination cables may only be directly buried if the cables are listed for direct burial.

Use any of the following poles.

1.	Existing light poles found within the project limits that are in suitable condition for reuse as determined by the Engineer and scheduled to be removed.

2.	Poles from the permanent lighting system.

3.	The following new poles may be furnished, if a minimum of 30 feet in elevation between a luminaire and the edge of traveled way is maintained.

a.	ANSI Class 4 wood poles.  Installed outside the clear zone during winter shutdown.  To determine the clear zone, see subsection 1130.02 of the Alaska DOT/PF Highway Preconstruction Manual.

b.	Steel, aluminum, or fiberglass poles that meet design criteria for 80 mile per hour wind speeds according to AASHTO’s 1994 edition of the “Standard Specifications for Structural Supports for Highway Signs, Luminaires, and Traffic Signals”.

c.	Poles that are part of the temporary signal systems.

Furnish temporary electrolier service between October 1 through May 15 and located within the clear zone, with an approved yielding type base.  Approved yielding bases consist of FHWA approved slip bases, transformer bases, or frangible couplings.  Install wood poles and other fixed base poles outside the clear zone or behind guardrail or portable concrete barrier that protects against another hazard.

Install temporary electroliers, in service at any time from May 15 through September and located within the clear zone, with approved yielding bases or with fixed bases shielded by 30 feet of barrier and an FHWA approved end treatment.  Provide 2 feet of clearance between the barrier and pole.  Consider the costs of furnishing the barrier and an end treatment a subsidiary obligation of Item 660(14) Temporary Electrolier.  Replace fixed base poles that are located within the clear zone and which will remain in service after October 1 with yielding base poles at no expense to the State.

Use any of the following load centers to energize the temporary lighting and signal systems. Provide work needed to modify load centers to provide functional temporary lighting and signal systems according to the NEC.

1.	Permanent load centers installed in their plan location.

2.	Existing load centers scheduled to remain intact until completion of the project.  Relocate and reuse existing load centers only if approved.

3.	Approved temporary load centers with photoelectrical controlled lighting circuits.  Provide a temporary load center when retiring an existing load center that is not approved, and when approved load centers are unavailable.

Approved load centers include load centers UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "Suitable for use as service equipment".

Special Provisions

643-4.01 METHOD OF MEASUREMENT.  Add the following:

***deleted***

No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  All work will be subsidiary to Item 643(1) or 643(2) Traffic Maintenance.

Item 660(40) Temporary Electrolier.  By each electrolier and foundation furnished, installed and maintained as directed by the Engineer.

643-5.01 BASIS OF PAYMENT.  Add the following:

16.	Work Zone Illumination.  Payment for work zone illumination and any required adjustments to work zone illumination is subsidiary to other items.

The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

Payment for Item 643(15) the Engineer will pay Flagging on a contingent sum basis at the rate of $36.00/hour.  The Engineer does not require a change order/directive for the flagging pay item.  (01/18/05)R222 USC04

Payment for high visibility clothing for workers is subsidiary to other items.  (12/02/03)E07

The Engineer will pay for Item 643(40) Temporary Electrolier on a contingent sum basis at the unit price of $2,000/each.  The Engineer does not require a change order/directive for this item.

The unit price paid for each temporary electrolier includes full compensation for work involved in getting plans and materials approved, and moving, furnishing, assembling, installing, and making each temporary electrolier operational.  The price also includes full compensation for installing a foundation, removing and replacing improvements, installing conductors (in electrical conduit or by direct bury only), maintaining the electrical system, installing temporary electrical load centers when load centers are unavailable for use, and removing the temporary electrolier and its foundation when it is no longer needed.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Foot | $20.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion / ET-2000 LET | Each | $3,000.00 |
| Pilot Car | Hour | $65.00 |
| Watering | 1000 Gallon | $20.00 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Feet | $2.50 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Foot | $1.15 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Foot | $1.25 |
| Temporary Guardrail | Foot | $20.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Foot Foot Each Each | $0.30 $0.65 $0.90 $40.00 |

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

643(40)	Temporary Electrolier	Contingent Sum

(02/05/04)ES06

#### SECTION 644

#### SERVICES TO BE FURNISHED BY THE CONTRACTOR

#### Special Provisions

644-2.01 FIELD OFFICE. Delete the third, fifth, and seventh sentences of the first paragraph and the second paragraph in this subsection and substitute the following: Meet the following office requirements:

1.	A minimum of 1,000 square feet of floor area. Divide the office area so that it contains an office room separated by a closable door. The office room shall have a minimum of 40 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	A minimum of two electrical outlets.

4.	Adequate parking for a minimum of 10 vehicles, with one disability parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

5.	Provide attached indoor plumbing with sanitary lavatory facilities and potable drinking water.

6.	Three telephone lines available at the project location.

7.	Located in within 3 miles of the project.

8.	Provide one move in and one move out for state office furniture and equipment.

## SECTION 645

TRAINING PROGRAM

Special Provision

645-1.01 DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts before the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j and 7.l, located in the "green pages" of this document.

645-3.01 General.  The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided. Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following: contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  The Engineer will approve such authorization after the Contractor submits of documentation of proposed good faith efforts that substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02 Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03 Subcontracts.  In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01 Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed based on hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Noncompliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program,	Labor Hour

2 Trainees/Apprentices

(10/29/91)S 16

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE Replace this subsection with the following:  Submit a detailed initial CPM Schedule at the preconstruction conference for the Engineer’s acceptance as set forth below.

The construction schedule for the entire Project shall not exceed the specified contract time.  Allow the Engineer 14 days to review the initial CPM Schedule.  Revise promptly.  The finalized CPM Schedule must be completed and accepted before beginning work on the Project.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.  Delete item 2.   60-Day Preliminary Schedule.

Delete the first sentence of item 3.  Schedule Updates.  and substitute the following:  Hold job site progress meetings with the Engineer for updating the CPM Schedule.  Meet with the Engineer monthly, or as deemed necessary by the Engineer.  (12/13/02)R261M98

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

Add the following subsection:

660-1.05 MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS.  This work consists of protecting and maintaining the existing electrical systems within the project limits during the life of the contract.  The work includes: locating, repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals and lighting systems to keep them wholly operational and positioned according to the following specifications.

If the existing lighting system is not kept operational as specified herein, the Engineer will adjust payments according to subsection 660-5.01.  Consider freeways and ramps as separate roadways. The Engineer will measure each unlit length less than one mile long as one-mile.

At the Pre-construction Conference, furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities. Make this person available at all times until the date of Acceptance for Traffic and Maintenance and provide labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When beginning work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include replacing defective equipment or repairing damage before transferring maintenance responsibility. Therefore, before starting work on the project, inventory the condition of the existing equipment and document damaged and defective equipment, which the Engineer will inspect with the Contractor.  If beginning work before providing the Engineer with an inventory, the Contractor waives the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep components of the existing electrical systems operational during the progress of the work.

The Engineer will consider these systems operational when no damaged or defective equipment is found in service, components are located and aligned as specified herein, and photoelectric controls operate the lighting systems.  The State will pay for electricity used to operate the systems, if the public benefits from their operation.  Furnish replacement equipment compatible with equipment used in the Central Region.

Begin repair work on systems within one hour of notification by the Engineer.  If repairs are not complete, the Engineer may have outside forces complete the repairs and deduct the amount

billed from any monies due the Contractor.  When working on a traffic signal system, print a record of work performed in the diary found in each controller cabinet.  Make sure each entry includes

1.	The dates and times work was begun and completed, and the names of the crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to the hours when traffic restrictions are allowed in subsection 643-3.08, Construction Sequencing.  During the shutdowns, use flag persons to control traffic. Provide local traffic enforcement and maintenance agencies 24 hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways remain open to traffic and the work includes replacing the load center or modifying or replacing the existing lighting circuits, energize the load center or modified or new circuit by sunset on the same day the original load center or circuit is retired.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever clearance is reduced from the traveled way to less than 6 feet.

During the various phases of construction, shift the signal heads to keep aligned horizontally and vertically with the approaches according to the following:

1.	For overhead signals, maintain 17 feet to 19 feet of clearance between the traveled way and the bottom of each signal.

2.	For side mounted signals, maintain 9 feet to 11 feet of clearance between the traveled way and the bottom of the signal.

3.	Align overhead signals controlling a single lane with the center of the lane.

4.	Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

5.	Check the horizontal angle to the side mounted far right signal from the center of the farthest left through lane at the stop bar. When the angle exceeds 20 degrees, move this signal to an overhead location. With two or more through lanes, center one signal head over each lane. With one through lane and protected-permitted signal phasing, leave the five section signal over the lane line and center the signal to be relocated over the through lane, otherwise install the relocated signal 8 feet to the right of the signal centered over the through lane.

6.	For pedestrian signals, maintain 7 feet to 9 feet between the traveled way and the bottom of each pedestrian signal.

7.	Aim signal heads according to subsection 660-3.08, Installation Details.

When no longer required, salvage original and Department provided equipment according to the plans and subsection 660-3.21, Salvaging or Reusing Electrical Equipment, and remove other materials used in the temporary systems from the project.

660-2.01 MATERIALS.

1.	Equipment List(s) and Drawings. Delete item a in its entirety and substitute the following:

a.	Materials on the Approved Products List: The Approved Products List does not apply to the 660 items.  Provide catalog cuts of materials to the Engineer for review and approval.

2.	As-Built Plans.  Add the following:

The Engineer will deliver one copy each to State Maintenance and Operations; Technical Services; and attach the appropriate sheets of the last set in clear plastic envelopes to the inside of each controller assembly and load center.

660-3.01 CONSTRUCTION REQUIREMENTS.  Delete items 3 through 8 in their entirety and substitute the following:

- Excavating and Backfilling. Complete excavation and backfill required to install the signal and lighting components embedded in the roadway as shown in the Plans, including foundations, conduits, junction boxes, and loop detectors.  Complete this work according to the requirements of Section 643.  Place excavated materials where it will not interfere with surface drainage.

Support and protect conduits and utilities scheduled to remain in service when encounter them during excavation.

Excavate trenches wide enough to install the number of conduits specified side by side, to provide clearances of at least 2½ inches around two inch conduits and at least two inches around conduits larger than two inches, and to compact the bedding and backfill materials according to these specifications.

To install conduits, excavate trenches deep enough to allow for six inches of bedding material, the depth of the largest conduit, and the minimum burial depth specified between the top of the conduit and finished grade of the ground above the conduit.  Keep the longitudinal profile of trench bottoms free of irregularities that would prevent the assembled conduit run from continuously contacting the top of the bedding material.

Dispose of, according to subsection 203-3.01, excavated materials that remain after completing backfill work and excavated material not meeting the requirements of Selected Material, Type C, as defined in subsection 703-2.07.

Dewater excavations immediately before and during embedding and backfilling operations.  Backfill excavations with materials that meet the following requirements:

a.	Around formed foundations and the tops of pipe pile foundations, use material that meets the requirements of Selected Material, Type A that passes through a 3 inch sieve,

b.	Within the limits of the typical section, embed conduits and backfill trenches using material that meets the requirements of the lift in which it is located, reusing excavated materials if it meets the requirements of the applicable lift,

c.	In other locations, embed conduits and backfill trenches using material that meets the requirements of Selected Material, Type C, reusing excavated materials if it meets this requirement.

d.	Import, when ordered, embedment and backfill materials that satisfy the preceding materials requirements.

Embed conduit(s) between two six inch lifts of material gleaned free of rocks exceeding a one inch maximum dimension.  Grade and compact the first lift to provide a surface that continuously contacts the assembled conduit run.

Within six feet of paved surfaces and around foundations, backfill in uniform layers no more than six inches deep and compact each layer according to subsection 203-3.04.  In other locations, compaction may be as approved by the Engineer.

The Contractor shall contact Amber Mandt of ASIG (249-4205) ***deleted*** if contaminated soil is suspected while performing excavation required to install new conduit at the intersection of Arctic and Tudor.  Amber Mandt will coordinate with E & E to supply a technician to determine if contamination has been revealed during excavation.

If the technician determines there is contamination present, the Contractor will ***deleted*** transport the contaminated soil to the Alaska Soil Recycling facility.

If contamination is not encountered, reuse the excavated material after installing the new conduit.  If contamination is encountered, approximately 15 cubic yards of Selected Material, Type A and 4 cubic yards of Aggregate Base Course will be required to fill the trench.

Costs associated with this work, including transporting of contaminated soil to the soil recycling facility, are subsidiary to Item 660(17A).

- Welding. Complete welding according to subsection 504-3.01.8.  Welding and approved shop drawings.

Submit shop drawings of the proposed work with the welding plans for approval.  The shop drawings shall include material specifications, component dimensions, the types of welds that will be made, and the proposed type and extent of weld inspection.

Repair the holes, which were used to mount equipment, in reused poles and mast arms by welding in disks flush with the adjoining surface.  For the disk material, use steel that matches the ASTM designation, grade, and thickness of the steel used to fabricate each pole.  Cut disks that match the dimensions of the hole being repaired from pieces of steel plate bent to match the pole’s radius at the hole.  Grind the welds smooth and flush with the adjoining pole and disk surfaces.  Repair the damaged finish according to subsection 660-3.01.8.

- Removing and Replacing Improvements.  The Contractor shall complete the following work at the Contractor’s expense.

- Remove improvements that block completion of the work detailed in the Plans as specified herein.

- Reconstruct with new materials the nonreusable improvements removed to complete the work, the repairs which are not covered by other items in the contract.

- Replace with new materials the reusable items damaged by the Contractor, which are specified for reuse.

- Reconstruct with new materials improvements damaged or removed by the Contractor, which do not conflict with the work and are not scheduled for removal.

Nonreusable improvements consist of cast in place items, including: asphalt concrete pavement, sidewalks, curb and gutter, lawns, and traffic markings.  Reusable improvements include the items that were made before installation.  Do not reuse crushed aggregate base material as backfill in the base course if excavation depth exceeds the thickness of the base course.

Complete reconstruction work, including materials, according to the applicable sections of the Specifications, and leave the work in a satisfactory and serviceable condition.  In completing the reconstruction work, match the alignments, widths, thicknesses, shapes, sizes, cross sections, and finishes of the existing improvements.

If a portion of sidewalk or curb and gutter is removed, remove an entire segment between the weakened plane contraction joints or between an expansion joint and a weakened plane contraction joint.

Before removing a segment of Portland or asphalt cement concrete material, cut completely through the material with a saw along the outline of the area to be removed.  Make cuts neat and true and prevent shatter outside the area removed.

To replace lawns, leave the top of the backfilled excavation low enough to install four inches of compacted topsoil.  Match the top of the topsoil with the bottom of the vegetative mat.  Apply seed and keep the seeded areas watered according to Section 618.

Remove, keep alive, and replant trees, shrubs, and plants according to Section 621.  Replace the trees, shrubs, and plants that do not survive with plants of like size and type.

- Salvaging or Reusing Electrical Equipment.  Deliver signal items, except signal mast arm poles to Municipality of Anchorage Signal Electronics.  Deliver removed equipment not scheduled for reuse to the State Maintenance yard at 5300 East Tudor Road in Anchorage, Alaska.  Notify Mike Knowles, Electrician, or Jerry Reed at 338-1466 one week before the planned delivery date.

Salvage the controller assemblies, signal heads, mounting brackets, luminaires, lighting standards, signal posts and poles, mast arms, optical detectors, load centers, light emitting diode optical units, and the lids of junction boxes scheduled for removal and other materials scheduled for relocation.  The Contractor shall properly dispose of removed equipment not scheduled for reuse at the Contractor’s expense.

Controller assemblies and load centers include the cabinet and equipment contained in the cabinet before Contract award.

Remove other materials not scheduled for reuse from the highway right of way, including conduits, junction boxes, conductors, and foundations.  Raze the tops of foundations abandoned in place according to subsection 660-3.02.  Fill the holes left by removing junction boxes and foundations with selected material type A and compact as directed.

With approval, after removing conductors, abandon buried conduits that do not interfere with other construction with a credit taken by the Department.  Remove the ends of abandoned conduits from the junction boxes that will remain in service.

Within 15 days of the Notice to Proceed, complete an inventory of the materials that will be salvaged in the presence of the Engineer.  Note the location and condition of the materials.  When material specified for reuse are found in an unserviceable condition, the Engineer will determine whether to repair it or replace it with new material, which will be paid for as extra work under subsection 109-1.05.  Retain a copy of the inventory and give the original documents to the Engineer.

When the Plans specify reinstalling existing equipment at new locations and installing State furnished equipment, the Contractor shall complete the following work at the Contractor’s expense:

- For poles, install new foundations, furnishing the new nuts, bolts, washers, and conduits needed to complete the installations.

- For lighting poles, install new illumination tap wires and fused disconnect kits.

- For luminaires, clean the luminaires inside and out and install new lamps of the same wattage.

- For signal heads, furnish and install the mounting brackets needed to complete the relocation, and clean, inside and out, the signal heads.

- For poles and undisturbed poles from which the Plans specify removing equipment, repair the holes that were made to mount equipment according to subsection 660-3.01.4.  Welding and repair the finishes according to subsection 660-3.01.8.

When ordered, the Engineer will pay for repairing damaged finishes on existing equipment according to subsection 660-3.01.8 as extra work.

- Field Tests.  Electrical circuits must pass the following tests before the Engineer will accept the work for payment.  Perform these tests in the presence of the Engineer, and document the results of each test on a per circuit basis.  Retain a copy of test results and give the original documents to the Engineer.  Furnish equipment needed to perform these tests.

The Contractor shall replace or repair at the Contractor’s expense, and in an approved manner, faulty materials and work revealed by these tests.  After making repairs, repeat tests on the repaired circuit and continue this process until circuits have passed required tests.  The Department reserves the right to have the Contractor retest circuits, and to use the retest results to accept or reject individual circuits.

- Grounds. Before completing the circuitry and functional tests, physically examine conduits ends, junction box lids, load centers, and the foundations for signal posts and poles, lighting poles, and controller cabinets to ensure the grounding system required by subsections 660-3.06 and 661-3.01 has been installed and splices and connections are mechanically firm.

- Continuity.  Test each loop detector circuit for continuity at the roadside junction box before splicing the loop detector to the lead in cable.  Each loop detector must have a resistance less than 0.5 ohms.

After splicing the loop detectors to the lead in cables, test each pair at the controller or detector cabinet.  Each pair must have a value less than 5 ohms for single pair lead in cables and 10 ohms for multipair lead in cables.  The continuity test ohm reading at the cabinet must be greater than the ohm reading measured for the loop detector at the junction box.

- Insulation Resistance (megohm) Test.  Complete this test to verify the integrity of each conductor’s insulation after pulling the conductors and cables into position and before terminating the conductors.  At 500 volts DC, each conductor’s insulation shall measure a minimum resistance of 100 megohms or the minimum specified by the manufacturer.  With single conductors, complete the test between each conductor and ground.  In each multiconductor cable, complete the test between conductors and between each conductor and ground.

After splicing the loops to the lead in cables, measure each pair in the lead in cables at the controller or detector cabinet between one conductor and the cabinet ground rod.

- Inductance Test. Measure each detector loop and lead-in cable system at the controller or detector cabinet. The inductance must be in the range of 50 to 500 microhenries.

- Circuit. Energize every signal indication circuit with lamps installed before installing the load switches.

- Functional. Perform the following tests on each signal and lighting system after the component circuits have satisfactorily passed the tests for continuity, grounding, insulation integrity, and circuitry.

  - For each new traffic signal system, complete at least 24 hours of flashing operation, followed by not less than 5 days of continuous, satisfactory operation.  The Engineer may decide to omit the flashing portion of the test for modified signal systems and for new signals that replaced existing signals that remained in operation during the construction phase.

If the Engineer omits flashing operation and the system performs unsatisfactorily, correct the condition and repeat the test until the system runs for five days with continuous, satisfactory operation.

Begin the signal functional tests between 9:00 a.m. and 2:00 p.m. on any day, except a Friday, Saturday, Sunday, a legal holiday, or the day before the legal holiday.

Before each system turn-on, aim signal faces according to subsection 660-3.08 and ensure all equipment specified in the Plans is installed and operable, including: pedestrian signals and push buttons; signal backplates and visors; vehicle detectors; highway lighting; and regulatory, warning, and guide signs.

  - Perform the functional test for each highway lighting system and sign illumination system until the systems burn continuously 5 days without the photocell, followed by a 5-day operational test using the photocell.

  - Perform the functional test for each flashing beacon system for not less than 5 days of continuous, satisfactory operation.

  - Perform a continuous 5-day burning test on each pedestrian overpass and underpass lighting system before final acceptance.

A shut down of the electrical system due to a power interruption does not constitute discontinuity of the functional test if the system functions normally when power is returned.

8.	Repairing Damaged Finishes.  Examine new, reused, and State furnished equipment for damage to its finish before putting the equipment into service.  Repair the damaged finishes found according to the following:

a.	Galvanized.  Repair damaged areas more than 12 inches away from welds and slip fit areas, by applying a minimum 7.8 mils of zinc based alloy applied according to ASTM A780.

If the damaged areas are within 12 inches of welds and slip fit areas, make the repair by applying a minimum 7.8 mils of zinc rich paint applied according to ASTM A780.

b.	Painted.  Repair damage to painted finishes according to the following

(1)	Wash the equipment with a stiff bristle brush using a solution containing two tablespoons of heavy duty detergent powder per gallon of water.  After rinsing, wire brush surfaces to remove poorly bonded paint, rust, scale, corrosion, grease, or dirt.  Remove dust or residue remaining after wire brushing before priming.

(2)	Factory or shop cleaning methods may be used for metals if equal to the methods specified herein.

(3)	Immediately after cleaning, coat bare metal with pre-treatment, vinyl wash primer, followed by 2 prime coats of zinc chromate primer for metal.

(4)	Give signal equipment, excluding standards, a spot finishing coat on newly primed areas, followed by 1 finishing coat over the entire surface.

(5)	Give nongalvanized standards 2 spot finish coats on newly primed areas.

Paint coats may be applied either by hand brushing or by approved spraying machines.  Perform the work in a neat and workmanlike manner.  The Engineer reserves the right to require the use of brushes for the application of paint, should the work done by the paint spraying machine prove unacceptable.

Add the following new item 9:

9.	Regulations and Code. Complete work according to the standards of the NEC, the NESC, and local safety codes as adopted and amended by the authority having jurisdiction.

660-3.02 FOUNDATIONS.  Under item 1.  Cast-in-Place Foundations., add the following to the first paragraph:  Locate the tops of traffic signal post and pole foundations flush with the adjacent finished:  walkway, shoulder, or surrounding ground.

- Cast-in-Place Foundations.  In subparagraph f, revise the second sentence to read: Before placing the form or reinforcing steel cage, remove loose material from the bottom of the hole to ensure the foundation rests on firm, undisturbed ground.

In the second sentence of sub-item i delete “prior to grouting.” and substitute ”before attaching the skirt.”

In the first sentence of sub-item j, delete “concrete pile caps” and substitute “foundations”

Delete item k and add the following new items k and l:

k.	Install the bottoms of the bottom leveling nuts in a level plane within one inch of the top of foundations.  Generously lubricate the bearing surface and internal threads of top nuts with beeswax and tighten the top nuts according to the anchor bolt tightening procedure included in the subsection 660-3.08.6 High Tower Lighting System Installation.

l.	Attach a 4 AWG, bare, solid copper wire as a grounding electrode conductor to the #4 spiral bar in the reinforcing steel cage.  Use an irreversible compression connector or cadweld to make the attachment.  Protect the attachment during concrete placement.  In foundations that lack reinforcing steel cages, install 21 feet of coiled 4 AWG, bare, solid copper wire as the grounding electrode.  Route the conductor to protrude near the top, center of the foundations.  Slide a minimum six inch long, nonmetallic, protective sleeve over the conductor.  Allow one inch of the sleeve and 24 inches of conductor to protrude from the foundations.

2.	Pile Foundations. Add the following new item g:

g.	Use no more than one splice per foundation.  Locate the splice at least seven feet from the top of pile.

Replace subsection 660-3.03 with the following:

660-3.03 CONDUIT.  Electrical conductors shall be installed in conduit, except for overhead wiring, wiring inside poles, and when otherwise specified.  Use rigid metal conduits (RMC) and

fittings for raceways, including bored casings, except when the Plans specify using polyethylene conduits.  Install conduits of the sizes specified along the routes detailed on the Plans.  When routing is not shown, route conduits as directed by the Engineer.

- Install conduits at least 30 inches below the finished grade of the ground above the conduit, except conduits that will be sealed under a minimum 4 inch thick Portland cement concrete sidewalk may be installed a minimum of 18 inches below the top back of curb or surface above the conduit, whichever is lower.

- Install conduits that cross unpaved areas and paved roadways that will be overlaid in excavated trenches.  Excavate, bed conduits, and backfill trenches according to subsection 660-3.01.3, Excavating and Backfilling.

- Install conduit(s) under paved roadways and approaches that will not be overlaid by boring or drilling methods.  Jacking conduits into position is allowed.  However, if subsurface conditions prevent the successful completion of the work, install the conduit(s) by boring or drilling methods without additional compensation.

- Sweep both rigid metal and polyethylene conduits through the open bottom of junction boxes by installing 90 degree rigid metal elbows on the ends of conduit runs.  To each elbow, install a nipple that terminates 5 to 12 inches above the bottom edge of each junction box.

- Install the tails of loop detectors without elbows through the walls of junction boxes at elevations that ensure the loops drain into the box.  Extend the ends a minimum of 2 inches beyond the inside wall of the box.

- Drill a 3/8 inch drain hole in the bottom of the lower straight section of all elbows and in the bottom of conduits at the low points of conduit runs.  Smooth the edges of the drilled holes on the inside of elbows to prevent scraping the conductors.  Cover the holes with a wrap of approved filter cloth secured with two self clinching nylon cable ties.

- Keep conduits clean at all times.  Install grounding bushings and approved plastic insert type plugs on the ends of conduit runs before backfilling around the conduit ends.

- At the low points of conduit runs, install sumps containing a minimum 2 cubic feet of coarse concrete aggregate material that conforms to subsection 703-2.02.  Compact the aggregate sumps as directed to prevent settlement of the trench backfill.

- Install conduits that must cross existing facilities such as storm drain pipes, duct systems, and other underground utilities at the minimum depths specified, going under the facilities if necessary.  Install additional drains and aggregate sumps at the low spots, if any.

- Position conduits in trenches, junction boxes, and foundations to provide clearances of at least 2½ inches around two inch conduits and at least 2 inches around conduits larger than 2 inches.

- Fabricate rigid metal conduits less than 10 feet long from standard lengths of conduit.  Cut conduits squarely to ensure the threading die starts squarely on the conduit.  Cut the same number of threads as found on the factory threaded ends.  Ream the inside of conduit ends cut in the shop or field to remove burrs and sharp edges.  Do not use slip joints or pieces of running thread pipe.

- Coat drilled holes, shop and field cut threads, and the areas with damaged zinc coating with zinc rich paint.

- When standard couplings cannot be used to join conduit components, use approved threaded unions.

- Bury a continuous strip of 4 mils thick, six inch wide polyethylene marker tape above underground conduit runs.  Install the tape 9-inches (± 3 inches) below finished grade, using two strips side by side to mark road crossings.  Furnish tapes with a black legend on a red background.

- If encountering obstructions during jacking or drilling operations, obtain approval and cut small holes in the pavement to clear the obstruction.  Locate the bottom inside face of the bore pit no closer than the catch point of a 1¼ to 1 slope (a horizontal to vertical ratio) from the edge of pavement.  Do not leave these pits unattended until installing an approved means of protection.

- When the Plans specify using polyethylene conduit, install RMC in structures and foundations, between type 2 and 3 load centers and the nearest junction box, and on the surfaces of poles and other structures.

- In foundations, install 90 degree elbows and conduits of the size and quantity shown on the Plans.  Extend the conduits a maximum of 2 inches above the top of the foundations for posts and poles with breakaway bases and 4 inches above the top of foundations for fixed base structures.

- Seal conduits leading to electrical equipment mounted on soffits, walls, and other locations below the grade of the serving junction box with an approved duct sealing compound.

- Install expansion fittings in conduits that cross expansion joints.

- Install a polypropylene pull rope with a minimum 200 pound tensile strength in future use or spare conduits, and reinstall the plugs.  Double back at least two feet of pull rope into both ends of each conduit.

- Conduits larger than the sizes specified may be installed.  If used, it must be for the entire length of the run.  Reducing couplings or bushings are not allowed.  Complete work associated with installing conduits larger than specified without extra compensation.

- Clean existing conduits that will remain in service using a heavy duty air compressor that delivers at least 125 cubic feet of air per minute at a pressure of 110 pounds per square inch.  Clean the conduits before pulling in new cables and after removing cables specified to be removed or replaced as follows:

- When the conduits contain cables that will remain in service, leave the cables in place during the cleaning, and

- Ream empty conduits with a mandrel or cylindrical wire brush before blowing them out with compressed air.

- When modifing existing conduit runs, complete the work as required for new installations using the same sizes and types of conduit.  When extending existing conduits, add no more than 90 degrees of horizontal bend to the extension.

- When installing a junction box in a continuous run of existing conduit, remove a length of conduit in each conduit run and complete the work of installing the conduits, elbows, and nipples as required for a new installation.

- When adjusting existing junction boxes to a new grade, remove cables and replace the nipples as required to provide the clearances specified for new installations.

- Remove the ends of abandoned conduits from junction boxes that will remain in service.

660-3.04 JUNCTION BOXES.  Delete this subsection in its entirety and substitute the following:  Install precast reinforced concrete junction boxes of the types specified.  For junction boxes that contain traffic signal conductors, furnish cast iron lids with the word TRAFFIC inscribed into them.  For junction boxes that contain lighting conductors exclusively, furnish cast iron lids with the word LIGHTING inscribed into them.

When shown, install junction boxes at the station and offset locations specified.  When lateral locations are not specified in the Plans, install junction boxes eight feet from the face of curb or edge of pavement.  If the eight feet offset falls

- In a pedestrian facility separated less than seven feet from the roadway face of curb or edge of pavement, increase the offset and install the junction boxes on the backside of the facility.  When lacking the right of way to install junction boxes outside the pathway, install at locations as directed, avoiding curb ramps, curb ramp landings, and the middle of walkways.

- In a pedestrian facility separated at least seven feet from the roadway face of curb or edge of pavement, reduce the offset and install the junction box next to the facility.

- Outside the right of way, install the boxes just inside the right of way line.

- In a raised median, install junction boxes near the center of the median.

- In a ditch bottom or area that collects drainage, install the junction boxes at locations as directed.

- Behind guardrails that shield slopes steeper than 3:1 (a horizontal to vertical ratio), install junction boxes between posts and at least five feet back from the face of rail.

- On top of underground utilities or storm drains, install the junction boxes at locations as directed.

Longitudinally, install junction boxes adjacent to the loop detectors or pole they serve, except avoid installing type 1A junction boxes in driveways and in locations subject to use by heavy trucks.  When shown near the ends of medians, install junction boxes at least ten feet from the median end.  When the offsets for electroliers and flashing beacon posts place them near the junction boxes that serve them, install the junction boxes on the side of the electroliers and posts downstream of traffic flow.

Limit the distance between adjacent junction boxes to the following dimensions:

- 400 feet for conduits that contain signal interconnect cable only.

- 300 feet for conduits that exclusively contain two loop lead in cables or a single cable other than signal interconnect.

- 190 feet for conduits that contain more cables than those listed in the two preceding limitations.

- If the three preceding limitations require installing additional junction boxes not shown on the Plans, the Engineer will pay for them as extra work, otherwise, installing additional junction boxes will be at the Contractor’s expense.

After grading the roadside, vertically adjust those junction boxes that do not conform to the following criteria.  In unpaved areas that will not be seeded, in areas adjacent to pedestrian facilities, and in paved medians, install the tops of junction boxes one-inch below finished grade. In seeded areas, install the tops of junction boxes to two inches below the seeded surface.

Bond junction box lids to an equipment grounding conductor according to subsection 660-3.06.  Attach the jumpers to the lids with brass or stainless steel hardware.

Install a stone drain under each junction box.  Drains shall consist of coarse aggregate for concrete that conforms to subsection 703-2.02.  Minimum drain dimensions include an 18” depth and a length and width equal to those of the junction box it drains.  Compact the aggregate material as directed to prevent junction box settlement.

In every new and reused junction box, install an electronic marker that consists of an antenna encapsulated in a 4 inch diameter red polyethylene ball.  Furnish markers that conform to the American Public Works Association standards for locating power.  Markers shall respond to locator devices up to 5 feet away, work at all temperatures, and contain no internal power source.

660-3.05 WIRING.  Delete the second paragraph in its entirety and substitute the following:

Do not pull conductors into conduits until the following conditions are met:

  - The prescribed clearances around conduit ends are provided,

  - Crushed rock sumps are installed under junction boxes,

  - Conduit ends protrude above the bottom of junction boxes within the prescribed range,

  - New conduits are free of materials that became lodged in them during the completion of the work,

  - Reused conduits are cleaned according to subsection 660-3.03,

  - Junction boxes are set to grade, and

  - Grounding bushings are installed on the ends of metallic conduits.

Delete item 3 in its entirety and substitute the following:

3.	Pull, as a unit, the conductors specified to be installed into clean conduits, leaving existing conductors that will remain in service in place.

Add the following line to Table 660-1 under subitem a. of item 9. :

| # LOOP DETECTOR NUMBER | # COLORED PAIR |
| --- | --- |
| Usually a spare pair | Orange and Black |

Delete items 11 and 12 in their entirety and substitute the following:

11.	Encapsulate illumination cable splices in rigid 2 piece plastic molds filled with an insulating and sealing epoxy resin.  Furnish molds large enough to complete the splices and encase the cable jackets in the epoxy resin.  Furnish molds rated for 600 volts AC operation and feature fill and vent funnels for epoxy resin.  Fill the splice mold bodies with epoxy resin that is resistant to weather, aromatic and straight chain solvents, and that will not sustain combustion.

12.	Encapsulate loop lead in and telemetry cable splices in rigid, transparent, PVC molds filled with re-enterable polyurethane electrical insulating and sealing compound.  Furnish splice kits rated for 1000 volts AC operation and direct burial.

Provide reuseable four piece molds that are held together with stainless steel hose clamps.  Two pieces form a cylinder and two flexible end caps seal the ends and allow the conductor entry.  Use molds with dimensions suitable for the splice made, encase the cable jackets, and have fill and vent funnels.

Insert a loose woven polyester web that allows a full ¼ inch of insulating compound to flow between the splice and the inside of the mold.  Fill the PVC molds with re -enterable polyurethane electrical insulating and sealing compound that cures transparent, is nontoxic, is noncorrosive to copper, and does not support fungi or mold growth.

Add the following items:

18.	Retrofit reused poles with new tap wires, fused disconnect kits, and fuses.

19.	Whenever conductors can not be terminated as specified in the Plans in circuit breakers due to size, splice a piece of #8 AWG power conductor onto the end of each conductor using an overlap type, irreversible compression connector.  Insulate the splice with heat shrink tubing.  Complete the splice in the space between the top of the load center foundation and the bottom of the cabinet.  Limit the length of the #8 AWG conductor to 5 feet.

Replace subsection 660-3.06 with the following:

660-3.06 BONDING AND GROUNDING.  Bond and ground branch circuits according to the NEC and the following requirements.  Make noncurrent carrying but electrically conductive components, including: metal conduits, junction box lids, cabinets, transformer cases, and metal posts and poles, mechanically and electrically secure to an equipment grounding conductor. Make fixtures mounted on metal poles, including signal components and luminaires, mechanically and electrically secure to the pole.

Install grounding bushings with insulated throats on the ends of metallic conduits.

Install a bare stranded copper wire for the equipment grounding conductor in conduits, except those conduits installed for future use.  Install size 8 AWG conductors, except in those conduits that contain circuit conductors larger than 8 AWG.  In this case, install a wire equal in size to the largest circuit conductor.  Attach the grounding conductors to the grounding bushings, leaving 12 inches of slack between each bushing.  Connect grounding conductors together using irreversible compression type connectors to form a fully interconnected and continuous grounding system.

Retrofit existing spare conduits that will contain new cables exclusively with new grounding bushings.  When the Plans require installation or removal of conductors from existing conduits, retrofit them with new grounding conductors sized according to the preceding paragraph.

Bond junction box lids to the grounding conductor using copper braid with a cross sectional area equal to an 8 AWG conductor.  Connect bonding jumpers to the grounding conductors using irreversible compression type connectors.  Replace missing or damaged conduit and junction box lid bonding jumpers.

Join the equipment grounding conductors from the conduits to the 4 AWG grounding electrode conductor using irreversible compression connectors at Portland cement concrete foundations.  For pile foundations, attach the equipment grounding conductor from the conduit to the pile cap adapter with a listed mechanical grounding connector.

When installing signal poles, signal posts, and lighting standards with frangible coupling bases, run a four feet long grounding conductor from the grounding bushing on the conduit to the grounding lug located in the hand hole of each pole.

Bond slip base type standards and pedestals by using 2 conductors from the conduit, one attached with a ground rod clamp to an anchor bolt and the other connected to the grounding lug located in the hand hole of each pole.

Ground one side of the secondary circuit of a transformer.

Install a ¾ inch by 10 feet copper clad ground rod inside each controller cabinet foundation and a 6 AWG bare stranded copper wire for the grounding electrode conductor.

Replace this subsection 660-3.08 with the following:

660-3.08 SIGNAL AND LIGHTING INSTALLATION REQUIREMENTS.  Install signal and lighting equipment according to the details shown on the Plans and the following:

Apply antiseizing compound to the following fasteners:  frangible couplings, mechanical grounding connectors, bolts that secure hand hole covers and signal mounting hardware to poles and mast arms.  Remove the bolts or screws, whichever applies, that secure the visors on signal faces, luminaire mounting brackets, fused disconnect kits, and grounding bushings and apply the antiseizing compound before completing the installation.

Determine the shaft lengths of lighting and signal poles and signal mast arm connector plate locations to provide the Plan mounting heights of luminaires and traffic signal heads.

Furnish workers, equipment, and materials to install foundations for relocated poles, including: conduit, excavation, reinforcing steel, Class A concrete, anchor bolts, nuts, and washers.

1.	Electrolier Installation. Before installing electroliers, check the socket position of each luminaire to verify it matches the position indicated in the instructions for the light distribution type shown on the Plans.

Install electroliers with mast arms with a slight rake by plumbing the side of the pole opposite the mast arm.  After the pole has been plumbed, level the luminaire as recommended by the manufacturer.

Install electroliers without mast arms with the centerline of the pole plumb.

2.	Photoelectric Control Installation.  Install photoelectric controls at the locations indicated. Orient photoelectric control units to face the north sky.  Install a screen to prevent artificial light from interfering with normal photoelectric control operation.

For photoelectric controls installed on load centers, complete the work as follows.  Install a Myers hub in a cabinet wall shielded from traffic.  To the hub, attach an assembly that consists of a type LB conduit body, a length of conduit, and a type C conduit body.  Fabricate the conduit long enough to locate the photoelectric control a foot above the top of the load center.  Mount the photoelectric control adapter on the type C conduit body.  Install a conduit hanger to brace the top of the conduit.

For photoelectric controls installed on signal poles, install a Myers hub in the center of the rain cap.  Attach a type C conduit body to the hub with a close nipple.  Mount the photoelectric control adapter on the conduit body.

For photoelectric controls installed on electroliers, install a pole top adapter.

3.	Signal Pole Installation.  Install signal poles with the centerline of the pole plumb.  Install a metal skirt that fits around the anchor bolts and between the top of the foundation and bottom of the base plate.  Secure the skirt with stainless sheet metal screws.

4.	Signal Head Mounting.  Before passing conductors through the holes made in posts, poles, and mast arms for wireways, remove the burrs and sharp edges from the inside and outside of these holes.

Keep signal indications fully and securely covered with a white or light brown material until the signals go into operation.

Furnish post top adapters without a terminal compartment, elevator plumbizers, and elbow pipe fittings with integral serrated contacts that feature 72 teeth.

For signal faces installed on the sides of poles, furnish signal frames that consist of watertight assemblies of 1½ inch nominal diameter standard steel pipe, malleable iron or brass pipe fittings, and bronze terminal compartments.  Furnish signal frames that conceal the conductors within the framework.

Furnish vehicular signal frames with a minimum horizontal dimension between the center of the terminal compartment and the axis of the adjacent signal face of 22 inches in side mounted frames and 11 inches in post top installations.

Furnish terminal compartments with a terminal block containing 12 poles, each with two screw type terminals.  Each terminal must accommodate at least three 14 AWG conductors.  Provide terminal compartments with a rain tight door that provide ready access to the terminal block.

Securely attach terminal compartments on the side of poles according to Standard Drawing T-30.  Install vertical pipe members plumb.

When installing 5 section vertically stacked signal heads on the sides of poles, secure the vertical pipe to the pole using a steel conduit hanger mounted six inches below the top horizontal pipe.

Aim through phase vehicular signal faces at a point located a distance from the face as shown in Table 660-2.  If two through signal faces are not visible from this point at a height of 42 inches above finished grade, consult the Engineer for corrective measures.

Orient pedestrian signal faces at the center of the crosswalk on the opposite side of the street.

# TABLE 660-2

# THROUGH-SIGNAL AIMING POINT

| 85th Percentile Speed (mph) | Minimum Visibility Distance (feet) |
| --- | --- |
| 20 | 175 |
| 25 | 215 |
| 30 | 270 |
| 35 | 325 |
| 40 | 390 |
| 45 | 460 |
| 50 | 540 |
| 55 | 625 |
| 60 | 715 |

Install framed signals on post tops using post top adapters with terminal compartments, except one way signal heads, may be installed on slip fitters without a terminal compartment.  Provide post top adapters with no terminal compartment made of cast iron. Furnish post top adapters that fit over a four inch nominal standard pipe and feature two rows of cadmium plated steel setscrews, with three screws in each row.

Provide signal heads that will be mounted on mast arms or pipe tenons with a ferrous or bronze elevator plumbizers.

With two piece mast arms, do not install signal heads within 12 inches on either side of the slip type field splice.

Install side mount pedestrian signals using a 2 piece, hinge connected, cast aluminum bracket that mounts directly between the pole and the side of the signal head housing.  The bracket must properly fit round poles four inches and greater in outside diameter and allow a minimum rotation of 15 degrees when mounted on a four inch pole.  The bracket shall feature a rain tight terminal compartment and include a 12 position terminal block.  Installed, the bracket shall take less than three inches of space between the head and pole.

5.	Pedestrian Push Button Installation.  Install the push button and sign on the crosswalk side of the pole.  Install indicator lights when specified.

Install R10-4B (R or L) push button signs above each push button.  Furnish signs with the arrow pointing in the direction of the appropriate crosswalk.  When channel is used for

mounting push button signs, tap the top and bottom sign bolts into the pole.  Install R10-101 stickers, The Meaning of Pedestrian Signals, immediately above and between the R10-4B signs, when two pedestrian push buttons are installed on a pole.

660-3.09 MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS. Delete this subsection in its entirety and substitute the following:  This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the contract.  The work includes: locating, repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned according to the following specifications.

If existing lighting systems is not kept fully operational as specified herein, the Engineer will reduce the payments to the Contractor under Item 660(22) Illumination Price Adjustment.

Furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities at the Preconstruction Conference.  Make this person available at times until the date of Acceptance for Traffic and Maintenance and provide labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When beginning work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include replacing defective equipment or repairing equipment damaged before the transfer of maintenance responsibility.  Therefore, before starting work on the project, inventory the condition of the existing equipment with the Engineer and document the damaged and defective equipment.  If work begins before providing the Engineer with an inventory, the Contractor waives the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep components of the existing and temporary electrical systems operational during the progress of the work, except when the Engineer allows shutdowns to alter or remove the systems. The Engineer will consider these systems operational when no damaged or defective equipment is found in service, components are clean, located, and aligned as specified herein, and photoelectric controls operate the lighting systems.  The State will pay for electricity used to operate the systems, if the public benefits from the operation.  Furnish replacement equipment compatible with equipment used in the Central Region.

Begin work to repair, replace, adjust, realign, clean, and/or relocate components of an affected system within one hour when ordered by the Engineer.  If work is not complete, the Engineer may have outside forces complete the repairs and deduct the amount billed from monies due the Contractor.

When working on a traffic signal system, print a record of work performed in the diary found in each controller cabinet.  Make sure each entry includes

1.	The dates and times beginning and completing work, and the names of the crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to the hours traffic restrictions allowed in subsection 643-3.08, Construction Sequencing.  During shutdowns, use flag persons to control traffic.  Provide local traffic enforcement and maintenance agencies 24 hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways remain open to traffic and the work includes modifying the existing lighting systems, energize the modified circuit by sunset on the same day the Contractor retires the original circuit.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever reducing clearance from the traveled way to less than six feet.

During the various phases of construction, shift the signal heads to keep them aligned horizontally and vertically with the approaches according to the following:

1.	For overhead signals located 53 feet and more from the stop line, maintain 17.5 feet to 21.5 feet of clearance between the traveled way and the bottom of each signal.  For closer signals refer to the MUTCD for maximum clearances.

2.	For side mounted signals, maintain 9 feet to 11 feet of clearance between the traveled way and the bottom of the signal.

3.	Align overhead signals controlling a single lane with the center of the lane.

4.	Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

5.	When the horizontal angle to the side mounted far right signal exceeds 20o, relocate this signal to an overhead location.  Measure the angle 10 feet back from the stop line on the lane line between the two farthest left through lanes.

i.	With two or more through lanes, center one signal head over each lane.

ii.	With one through lane and protected permitted signal phasing, leave the five section signal over the lane line and center the signal to be relocated over the through lane.

iii.	Otherwise, install the relocated signal eight feet to the right of the signal centered over the through lane.

6.	For pedestrian signals, maintain seven to nine feet between the traveled way and the bottom of each pedestrian signal.

7.	Aim signal heads according to Table 660-2 found in subsection 660-3.08, Signal and Lighting Structures.

When no longer required, salvage original and Department provided equipment according to the Plans and item 6.  Salvaging or Reusing Electrical Equipment found in subsection 660-3.01, and remove other materials used in the temporary systems from the project.

Add the following subsection:

660-3.11 SIGNAL SYSTEM TIMING AND ADJUSTMENTS.  The Engineer will use signal maintenance personnel from the Municipality of Anchorage traffic to perform the following functions.

Field Tests and Adjustments.  The Engineer will use the Municipality of Anchorage, Municipal signal maintenance personnel for certain work inside controller cabinets.  Before they arrive to terminate conductors, ensure terminal connectors are attached to conductor ends and label paired loop detector conductors and cables as specified in subsection 660-3.05, Wiring.

1.	Controller Cabinet Preparation.  Ship the traffic controller cabinet(s) and equipment to the Municipality of Anchorage Traffic Signal Electronics Shop at 3650 E. Tudor Road, Building C.  They will inspect cabinet wiring, burn in signal equipment, customize cabinets for desired operation, and test the equipment according to subsection 660-3.07, Shop Tests.

- Loop Detector Wiring.  Municipality of Anchorage Traffic Signal Maintenance (MOA Signal Maintenance) will test The Contractor shall prepare the loop lead in cables for tie down, including labeling paired conductors, stripping insulation and fitting conductor ends with termination connectors.

- Control Cable Wiring.  When modifying an operational signal system MOA Signal Maintenance will connect control cables within the controller cabinet to the terminal blocks.  The Contractor shall prepare the cables for termination, including labeling paired conductors, stripping insulation, and fitting conductor ends with termination connectors.

- Timing Adjustments.  During the project, MOA Signal Maintenance personnel may be required to adjust the system and intersection operational timing to accommodate project conditions.

- Interconnect Wiring. MOA Maintenance personnel will splice, test, and perform tie-down on interconnect wiring.

660-4.01 METHOD OF MEASUREMENT.  Add the following:

Item 660(22), Illumination Price Adjustment.  By the mile for each roadway with all or part of its illumination system inoperative.  A divided roadway is considered one roadway.  Ramps are considered a separate roadway.  The Engineer will measure each unlit section less than one mile long as one mile.

660-5.01 BASIS OF PAYMENT.  Add the following:  Payment for Item 660(1) Includes conduit, loop detectors, curb and gutter for the Piper Street Intersection.

Saw cutting, asphalt removal, aggregate base course, tack coating, and installing new asphalt concrete associate with the installation of Loop Detectors will be subsidiary to Item 660(11) Traffic Loop.

Payment for Item 660(3A) Highway Lighting System Complete at Tudor Road and Old Seward Highway includes furnishing and installing Electroliers between Station 87+90 to 110+00 and Electroliers at Station S 2+04.67 and S 0+37.77.

Payment for Item 660(3B) Highway Lighting System Complete at Tudor Road and Bragaw includes furnishing and installing Electroliers at Station 202+90.96, Station 205+93.31, and between Bragaw 14+00 and 18+00.

Payment for Item 660(13) Electrolier and Foundation Removal, includes full compensation for:

- Removal of the foundation to at least 1 foot below existing ground.

- Removal and disposal of existing branch circuit conductors,

- Removal, salvage, and delivery of all slip and transformer base assemblies and the poles and mast arms specified to be salvaged, and

- Removal and disposal of all luminaires and the poles and mast arms specified to be disposed of.

Payment for Item 660(15) Electrolier and Foundation, between BOP and Station 80+00, at Station 120+40, and between Station 210+00 to EOP includes full compensation for:

  - Furnishing and installing the foundation, including the 2 inch rigid metal conduit between the pole and adjacent junction box and the grounding electrode conductor in cast in place foundations.

  - Furnishing and installing the illumination tap conductors, fused disconnect kit, and the luminaire, lamp, and ballast,

  - Termination of the illumination conductors.

Payment for Item 660(24) 2 Inch Rigid Metal Conduit, includes full compensation for:

- Removal of existing improvement and replacement of the improvements removed to complete the work,

- Excavation and backfill required to install the conduits and

- Equipment grounding conductors.

The Engineer will pay Item 660(26) Signal System Timing and Adjustments, based on paid receipts plus 15 percent for authorized work performed by the Municipality of Anchorage. A directive will not be required to initiate payment for work performed under Item 660(26). The Contractor shall bear costs of the Municipality re-testing equipment that fails to comply with the Plans and Specifications.

Payment for Item 660(29) Type 1A Junction Box, includes full compensation for:

- Furnishing and installing all elbows, nipples, and grounding bushings.

- Excavation and disposal of material required to install the junction box and sump.

- Installation of a new coarse concrete aggregate sump.

- Adjusting the junction box to finished grade.

Payment for Item 660(37) 3 Conductor #8 Cable, includes full compensation for furnishing and installing required illumination cable and equipment grounding conductor.

Payment for Item 660(41) Fused Disconnect Kit, includes full compensation for

- Removal and disposal of the existing illumination tap conductors and fused disconnect kit, and

- Furnishing and installing new illumination tap conductors and fused disconnect kit.

Payment for Item 660(42) Optical Detector and Lead-in Cable, includes full compensation for furnishing and installing a 3M model 711 optical detector, installation kit with confirmation light, bracket, and required lead in cable, regardless of distance between the optical detector and controller cabinet.

Payment for Item 660(43) Opticom Parts for Controller Cabinet, includes full compensation for furnishing a 3M model 754 phase selector, a 3M model 760 card rack, and an Opticom Panel Assembly, U.S. Traffic Corporation part no. 103303.  Others will install the equipment furnished.

The amount bid for an item shall include full compensation for:

- Excavation, bedding, and backfill to install the components shown in the Plans.  Dewatering excavations is a subsidiary obligation of completing the excavation work.

- Removing and repairing existing improvements to complete the work, the repairs of which are not covered by other items in the contract.

- Work associated with installing loop detectors, including:  saw cutting, asphalt removal, aggregate base course, tack coating, and installing new asphalt concrete.

The Engineer will pay for the disposal of surplus and unusable excavation and for imported backfill and bedding material at their respective contract unit prices, or as extra work if the contract does not include these items.

The costs of repairing damage to finishes on new equipment are a subsidiary obligation.

The costs of maintaining the existing and temporary electrical system to keep them operational are a subsidiary obligation of the 660 items included in the contract.

For each mile of roadway with existing lighting systems that the Contractor fails to keep fully operational, the Engineer will deduct $1275.00 per day from the payments due the Contractor.

(06/26/03)R65USC02

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

660(13B) 	Electrolier and Foundation Removal 	Each

660(14)	Temporary Electrolier	Each

660(15)	Electrolier and Foundation	Each

660(17)	Traffic Signal Modification	Lump Sum

660(18)	Adjust Junction Box	Each

660(22) 	Illumination Price Adjustment	Contingent Sum

660(24) 	2-Inch Rigid Metal Conduit 	Linear Foot

660(26) 	Signal System Timing and Adjustment 	Contingent Sum

660(29)	Type 1A Junction Box 	Each

660(37)	3 Conductor #8 Cable 	Linear Foot

660(39)	Trim Anchor Bolt 	Each

660(41)	Fused Disconnect Kit 	Each

660(42)	Optical Detector and Lead-in Cable 	Each

660(43)	Opticom Parts for Controller Cabinet 	Each

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

Add the following subsection:

661-1.02 EQUIPMENT LIST (S) AND DRAWINGS.  Within 30 days following award of the contract, submit 4 collated copies of a portfolio of equipment and material to be installed.  The Department will review these for approval.  The portfolio(s) shall consist of a table of contents which includes each item’s intended use(s) and the following:

1.	For materials on the Approved Products List: a description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  catalog cuts that include the manufacturer’s name, type of product, size, model number, conformance specifications, and supplemented by other data as may be required, including manufacturer’s maintenance and operations manuals, or sample articles.

This information may be included in the portfolio for 660 items.

The Department will not be liable for materials purchased, labor performed, equipment used, or delay to the work before equipment and materials have been reviewed and approved.

661-2.01 MATERIALS.  Add the following to the paragraph titled Meters: Furnish meter sockets and landing pads rated for 200 ampere services.

661-5.01 BASIS OF PAYMENT.  Add the following: Payment of fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection shall be considered incidental to the Section 661 items.

Pay Item No.	Pay Item	Pay Unit

661(7)	Remove Existing Load Center	Each

Add the following Section:

SECTION 669

## AUTOMATED TRAFFIC RECORDERS

Special Provisions

669-1.01 DESCRIPTION.  This work shall consist of furnishing and installing eleven automated traffic recorder stations.

An Automated Traffic Recorder (ATR) station is a vehicle detection system and may contain a traffic volume counter, an Automated Vehicle Classifier (AVC), a Weigh-In-Motion (WIM) system and/or other equipment.  ATRs are operated and maintained by personnel of the Highway Data Section (HDS); main office located at 2200 E. 42nd Ave., Anchorage, phone (907) 269-0876.

A simple form of ATR consists of inductive loop sensors connected to a traffic counter.  In each traffic lane, an inductive loop is buried beneath the pavement.  Lead wires run from the sensors to a type CBA1 cabinet located at the side of the road.  At the type CBA1 cabinet, the lead wires connect to the traffic counter.  A portable, battery-operated traffic counter that detects passage of vehicles and stores the data for later retrieval collects traffic volume information.

A typical AVC consists of inductive loop and piezoelectric sensors connected to a traffic counter.  In each traffic lane, two inductive loops are separated by a specific travel distance and buried beneath the pavement.  A single piezoelectric sensor is located between them, embedded in the pavement surface.  Lead wires run in underground conduit from the sensors to a type CBA2 cabinet located at the side of the road.  Inside the type CBA2 cabinet, the lead wires connect to the traffic counter.  The traffic counter detects the presence and speed of passing vehicles from inductive loop signals.  The traffic counter detects axle number and center-to-center axle spacing from piezoelectric signals.  Presence, speed and axle passage information is processed by the traffic counter to classify the number and type of vehicles, which is stored for later retrieval.

ATR stations may be equipped with a Temperature Data Recorder (TDR), which consists of temperature sensors connected to a datalogger.  Sampled conditions may include air temperature, pavement profile temperatures and subgrade profile temperatures.  Temperature sensors send voltage signals to the datalogger.  Sensor voltage levels are processed by the datalogger to yield temperature information that is stored for later retrieval.

The locations of traffic detection sensors and cabinets, shown on the plans are approximate and the Engineer shall establish the exact locations in the field.

669-1.02 REGULATIONS AND CODE.  Materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

Electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01 MATERIALS.  Materials provided shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring.  Wiring shall be according to subsection 660-3.05, Wiring.  Single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.  Wires and cables must be home run labeled in each junction box and cabinet; for example, W1SLA (for wire) and GaSLA (for cable) as shown on the plans.

2.	Conduit.  Conduit shall be according to subsection 660-3.03, Conduit.  Conduit, except for PVC conduit forming the inductive loops, shall be galvanized rigid metal.  Grounding bushings shall be plastic-sleeved to minimize the potential for insulation damage during wire pulls.

3.	Junction Boxes.  Junction boxes shall be according to subsection 660-3.04, Junction Boxes.  The covers of junction boxes used for loops or sensor wires shall be labeled 'TRAFFIC'.  The covers of all junction boxes used to provide electrical service to ATR installations shall be labeled 'ELECTRIC’.  Junction boxes for 120V/240V electrical service shall be kept completely separate from junction boxes containing loop or sensor wiring

4.	Terminal Blocks.  Terminal blocks shall have nickel, silver or cadmium plated brass binder-head screw terminals.  Terminal blocks shall be a barrier type, rated 600 VAC at 20 Amps, sized for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips.

5.	Presence Loops.  Presence loops shall be according to subsection 740-2.05, Conductors.  Conductors used for detector presence loops shall be UL listed as IMSA specification #51-5-1984 single conductor PVC nylon with tube jacket, type THHN, #14 AWG.

Multiple pair loop lead-in cable shall consist of twisted pairs of 18AWG stranded tinned copper wire.  Each twisted pair shall have its own 20AWG tinned copper drain wire.  An aluminum foil shield shall surround each individual bundle of twisted pair and drain wire.  Multiple pair loop lead-in cable shall have an overall PVC or PE outer jacket.

6.	Electrical Load Centers.  Electrical Load Centers shall be NEMA Type 3R and provide a 120/240V 2.5KVA single-phase, three-wire-circuit electrical service.

7.	Style CBA1 Cabinets.  Cabinets shall meet or exceed a NEMA Type 3R rating.  Style CBA1 cabinets shall meet the following requirements:

Cabinet Construction.  The cabinet and hinged door shall be constructed from sheet aluminum alloy, and shall be unpainted with a smooth exterior finish.  Welds shall be neatly formed and free of irregularities.  Inside and outside edges of the cabinet shall be free of burrs.  Provide cabinet with aluminum mounting plate as shown on the plans.

8.	Style CBA2 Cabinets.  Cabinets shall meet or exceed a NEMA Type 3R rating.  Cabinets shall be third party certified as an assembly.  Style CBA2 cabinets shall meet the following requirements:

a.	Cabinet Dimensions.  Unless otherwise shown on the plans, the cabinet shall be 48-in high, 27-in wide, and 16-in deep.

b.	Cabinet Construction.  The cabinet and door shall be constructed from 5052-H32 or better sheet aluminum alloy with a minimum thickness of 1/8-in.  The cabinet shall be unpainted, with a smooth grain finish on the exterior.  Welds shall be neatly formed and free of cracks, blow holes and other irregularities.  Inside and outside edges of the cabinet shall be free of burrs.  The cabinet shall be designed with a sloped top to prevent the accumulation of water on its top surface.

c.	Door.  The door opening shall be double flanged on all four sides to prevent dirt and liquids from entering the enclosure when the door is opened.  A door restraint shall be provided to prevent door movement in windy conditions.  The cabinet door shall be a minimum of 80% of the front surface area and shall be hinged on the right side when facing the cabinet.  The door shall be furnished with a gasket that satisfies the physical properties found in UL508 table 21.1 and shall form a weather tight seal between the cabinet and the door.  The hinge shall be

continuous and made either of stainless steel or of minimum of 1/10-in thick aluminum.  The hinge shall either be securely welded along a quarter or more of its length, or bolted to the cabinet utilizing stainless steel bolts and non-slip nuts.

d.	Latch/Lock.  The latching mechanism shall be a 3-point draw roller type.  The center catch and pushrods shall be either stainless steel or cadmium plated, Type II Class 1, equal or better.  Rollers shall have a minimum diameter of 3/4-in and will be made of nylon.  A stainless steel operating handle shall be furnished with a 3/4-in shank.  The lock shall be a Corbin #2 lock keyed to match existing Highway Data Section (HDS) cabinets.  Two keys shall be furnished with each lock.

e.	Ventilation.  Ventilation shall be provided with louvered vents in the front door with a removable air filter.  Louvers shall satisfy the NEMA rod entry test for 3R ventilated cabinets.  The filter shall cover the vents and shall be held firmly in place with bottom and top brackets and a spring-loaded top clamp.  Exhaust air shall be vented out between the top of the cabinet and the door.

f.	Shelves.  Adjustable equipment shelves shall be mounted on "C" mounting channels inside of cabinet and be supported on both sides.  There shall be 2 vertical channels mounted on both sides of the cabinet and on the back, for a total of 6 inside each CBA2 cabinet.  Shelves shall be constructed from 5052-H32 or better sheet aluminum alloy with a minimum thickness of 1/8 inches.  The shelf depth shall be a minimum of 10.5 inches.  Shelves shall be adjustable to within 4 inch of the bottom and to within 8 inches of the top of the cabinet.

g.	Keyboard Tray.  A retractable tray shall be mounted as shown in the plans.

h.	Terminal Blocks.  Terminal Blocks shall be mounted horizontally as shown in the plans.

Style CBA2 cabinets which include electrical service shall also meet the following requirements:

i.	Circuit Breaker Panel.  The circuit breaker panel shall conform to the UL67 and NEMA PB1 standards.  The circuit breaker panel shall be an MLO, Two-Pole, 3 wire configuration, rated 40 Amp (minimum) 120/240 Volts, in a NEMA Type 2 enclosure with separate neutral and ground buses.  Circuit breakers shall consist of two 20 amp single-pole types with a minimum short-circuit interrupting rating of 10,000 AIC.  Circuit breaker #1 will serve the utility and equipment receptacles, and circuit breaker #2 will serve the thermostatically controlled outlet, cooling fan, and cabinet light.

j.	Transient Voltage Surge Protection.  Transient voltage surge protection, rated minimum 500 Volts at 3000 Amps, shall be integral to the circuit breaker panel, or integral to each individual circuit breaker.

k.	Interior Light.  The interior light fixture shall be a fluorescent, 120 volt single-tube lamp rated 13 watts minimum with a ballast that will start the lamp at temperatures of 0°F.  A single pole, illuminated toggle switch, mounted inside of the cabinet door, will control the light.

l.	Cooling Fan.  A thermostatically controlled fan in the top of the cabinet shall operate at a settable high temperature limit and exhaust air through a filtered and hooded vent at the top front of the cabinet.  Any integral thermostat will be set at a temperature lower than the thermostat noted in item  below so that the auxiliary thermostat controls the fan, and not any integral thermostat.

m.	Thermostatically Controlled Outlet.  A thermostatically controlled single duplex outlet shall operate at a settable low temperature limit.

n.	Thermostats.  Thermostats for the thermostatically controlled outlet and cooling fan shall be remote bulb types with SPDT contacts rated for 16 amps @ 120 VAC for combined motor and resistive loads.  Thermostats shall be Tradeline T6031A1029 (equal or better), White-Rogers, Johnson Controls, or Sunne brands. Thermostats for the “Thermostatically Controlled Outlet” shall have a contact that closes on lowering temperature and set at 35°F.  The thermostat for the “Cooling Fan” shall have a contact that closes on rising temperature and set at 90°F. Mount sensing bulbs as shown on the plans.

o.	Conduit, Raceway and Layup.  Wiring for 120V equipment including circuit breaker panelboard, light, vent fan, and power receptacles shall be in EMT, liquid tight metal flex conduit or metal clad.  Other low voltage wiring shall be terminated on terminal blocks and neatly trained within cabinet using wiring duct or ties.

p.	Certification.  The Cabinet Assembly consists of the cabinet itself and high voltage (greater than 24 volts) components that are permanently installed, including the circuit breaker panel, receptacles, light and fan as shown on the drawings or described herein.  The Contractor shall obtain certification that the cabinet and associated permanently installed equipment, as a unit, complies with recognized applicable national standards through an authorized local or national testing agency or fabrication shop that complies with ANSI Z34.1-1987 “Third-Party Certification Programs for Products, Processes, and Services”, including but not limited to; Electrical Testing Laboratories (ETL), Underwriters Laboratories (UL), Canadian Standards Association (CSA), Electro Test Incorporated (ETI), or other certified testing agency recognized by the Labor Standards & Safety Division of the State of Alaska Department of Labor.

9.	Pavement.  Pavement materials shall meet the following requirements:

a.	Asphalt Pavement.  Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement, Type II and shall be approved by the Engineer.

b.	Concrete Pavement.  Materials used for concrete pavement shall conform to Section 501, Structural Concrete, and the amendments contained herein.

10.	Environmental Sensors.  The Contractor shall provide environmental sensors.

a.	Road Temperature Thermocouple.  The Datalogger Road Temperature Thermocouples shall be equal to or better than a Campbell Scientific Model 105-L100 Road Temperature Thermocouple.

b.	Air Temperature Thermocouple.  The Datalogger Air Temperature Thermocouple shall be equal to or better than a Campbell Scientific Model 107-L50 Air Temperature Thermocouple.

c.	Radiation Shield.  The Datalogger Air Temperature Thermocouple Radiation Shield shall be equal to or better than a Campbell Scientific Model No. 41301 6-Plate Gill Radiation Shield.

Environmental Sensors are available from:

Campbell Scientific, Inc.

815 W. 1800 N

Logan, Utah 84321-1784

http://www.campbellsci.com

voice:  (801) 753-2342

fax:  (801) 752-3268

11.	Vertical Temperature Probes.  The vertical temperature probes shall be equal to or better than an MRC Model TP101 temperature probe.  The temperature probes shall meet the following requirements:

a.	Thermistors.  Total of 16 thermistors.  Each thermistor shall be accurate to ± 0.2 °F.

b.	Top Thermistor.  Thermistor number one shall function at the end of a 1-ft lead connected to the top of the temperature probe.

c.	Thermistor Placement.  Thermistors shall be placed along the length of the probe at 3" spacing for first 12".  Thermistors shall be placed along the length of the probe at 6" spacing from 12" to 72".

d.	Connection Cable.  The interface cable shall project radially from the top of the temperature probe.  The interface cable shall have sufficient length (minimum of 100’) to reach the cabinet without splices (does not require 4-prong plug)

Vertical Temperature Probes are available from:

Measurement Research Corporation

4126 4th Street NW

Gig Harbor, WA 98335

voice:  (206) 851-3200

669-3.01 CONSTRUCTION REQUIREMENTS.

1.	Wiring.

a.	Referenced Requirements.  Wiring shall be installed according to subsection 660-3.05, Wiring.

b.	Termination.  At junction boxes, unused pairs shall be terminated within splices.  At cabinets, unused pairs shall be terminated to a terminal block.  At terminal blocks, conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs.

c.	Relief.  Wiring shall have at least 2-ft of slack cable in each junction box and at least 6-ft of slack cable available in the equipment cabinet before the terminal block.

d.	Labeling.  Wiring shall be labeled in junction boxes and at terminal blocks.

2.	Conduit.

a.	Referenced Requirements.  Conduit shall be installed according to subsection 660-3.03, Conduit, or as indicated on the plans.

b.	Pull Cords.  Nylon pull cords shall be left in conduits larger than 1 inch and in spare conduits.

c.	Bushings.  Plastic or plastic-sleeved bushings shall be in place before wire pulls are performed.

3.	Junction Boxes.

  - Referenced Requirements.  Junction boxes shall be installed according to subsection 660-3.04, Junction Boxes, or as indicated on the Plans.

  - Voltage Limitation.  Junction boxes used for ATR installations shall not contain any wiring of systems at or greater than 24 V or conduits carrying wiring of systems at or greater than 24 V.

4.	Terminal Blocks.

  - Terminal Block Placement.  Terminal blocks within cabinets shall be mounted so that terminals are easily accessible from the front of the cabinet.

  - Labeling.  Terminal blocks and wire pairs shall be clearly labeled on the block.

c.	Termination.  Conductors, including unused spares, shall terminate and be soldered to "spade" type terminal lugs.

5.	Presence Loops.

a.	Referenced Requirements.  Presence loops shall be installed and constructed according to subsection 660-3.05, Wiring, unless otherwise specified on the plans.

b.	Placement Design Adherence.  The plans are not schematics; installation of the presence loops shall closely conform to the location and layout of conduit runs shown in the plans.

c.	Presence Loop Dimensions.  Unless otherwise noted, presence loops shall be formed of four turns of wire, and shall be 6 ft square with plus-or-minus 1 inch (± 1 inch) tolerance.

d.	Presence Loop Dimensions for On-Ramps and Off-Ramps.  Presence loops in On-Ramps and Off-Ramps shall be formed of four turns of wire, and shall be rectangular 8 ft. wide and 6 ft. long with plus or minus 1 inch (± 1 inch) tolerance.

e.	Lead-in Conduit.  Lead-in conduit from edge of pavement to the presence loops shall be straight and perpendicular to the centerline of the road.

f.	Presence Loop Alignment.  Presence detector loops shall be centered in the traffic lane plus or minus 1 inch (± 1 inch) tolerance.

g.	Presence Loops in Asphalt.

1)	Presence Loop Interval.  Unless otherwise noted on the plans, presence loops in a lane shall be located 16-ft from leading edge to leading edge with plus or minus 1 inch (± 1 inch) tolerance.  Presence loops located in adjacent lanes shall be aligned within plus or minus 1 inch (± 1 inch) tolerance.

2)	Presence Loops In Existing Asphalt.  Presence loops installed through existing asphalt pavement shall be installed using full lane width cuts a minimum of 8 ft. length.  Inductive loops shall be centered in the 8 ft. cut and spaced a minimum distance of 1 ft. from the edge of the cut.  Edges of the cuts shall be heated and tack coated during patching to ensure full adhesion.  Full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from 'telegraphing' through the final lift asphalt.

Compaction tests shall be required at the discretion of the Project Engineer.

3)	Presence Loops In New Asphalt.  Loops installed in new asphalt paving shall be installed immediately before final paving of the particular section of road.  Installation of loops after final lift paving shall not be permitted.

h.	Presence Loops in Concrete.

1)	Presence Loop Placement.  Unless otherwise noted on the plans, presence loops in a lane shall be located 24-ft from leading edge to leading edge with plus or minus 1 inch (± 1 inch) tolerance.  Presence loops located in adjacent lanes shall be aligned plus or minus 1 inch (± 1 inch) tolerance.

2)	Presence Loop-Install Concrete Saw Cutting.  Saw cutting for inductive detector loops shall not be performed until after the Project Engineer confirms that the PCC pavement has been ground, straight edged and brought into tolerances as provided in these Special Provisions and subsection 501-3.09.3, Finishing Concrete Surfaces: Concrete Decks.

A diagonal cut shall be placed 6 inch inside each square corner of presence loop slots cut into the PCC pavement.  These diagonal cuts allow avoidance of sharp corners and bends that may damage the presence loop wire.

The Contractor will not begin sawcutting until the Engineer approves the sawcutting method.

Slot cuts in the pavement shall be washed clean, blown out and thoroughly dried before installing presence loop wire.  After the loop wire is placed, the sawcut shall be filled with 3M epoxy loop sealant or an approved equal.

6.	Piezoelectric Sensors.

a.	Manufacturer's Recommendations: Piezoelectric sensors shall be installed according to AVC equipment and piezoelectric sensor manufacturer's recommendations.  Piezoelectric sensor installations will be observed and approved by the piezoelectric sensor manufacturer’s representative, or a piezoelectric sensor manufacturer-certified installation technician.

b.	Placement Design Adherence.  The plans are not schematics; installation of the piezoelectric sensors shall closely conform to the location and layout of conduit runs shown in the plans.

c.	Sawcut Requirement.  Piezoelectric sensors shall be installed in sawcut slots in final pavement.  "Blockouts" shall not be used.

d.	Coaxial Cable.  Coaxial cables shall be run to the equipment cabinet without splices and terminated on the specified terminal block, with at least 6 ft. of slack cable available in the equipment cabinet before the terminal block.

e.	Lead-in Conduit.  Lead-in conduit from edge of pavement to the piezoelectric sensors shall be straight and perpendicular to the centerline of the road.  Lead-in conduits for piezoelectric sensors shall be installed and capped at the sensor end with tape or sealant before paving.  Lead in conduits shall extend beyond the edge of the pavement.  Lead in conduit runs to junction boxes and cabinets may be completed before or after paving.

f.	Piezoelectric Sensor Alignment.  Unless otherwise noted, Piezoelectric Sensors shall be centered in the traffic lane plus or minus 1 inch (± 1 inch) tolerance.

g.	Piezoelectric Sensor Alignment for Shouldered Lanes.  Piezoelectric Sensors in Shouldered Lanes shall be offset from centerline toward the outside shoulder.  Piezoelectric Sensors in Shouldered Lanes shall extend 1 foot beyond the fog line plus or minus 1 inch (± 1 inch) tolerance.

h.	Piezoelectric Sensor Interval.  Unless otherwise noted, each piezoelectric sensor shall be centered in the travel interval between that sensor’s adjoining inductive loops.  Piezoelectric sensor placement shall be within plus or minus 1 inch (± 1 inch) tolerance.

i.	Piezoelectric Sensor Replacement In Existing Pavement.  Any piezoelectric sensors and epoxy to be replaced shall be completely removed by sawcutting.  Sawcuts for piezoelectric sensor removal shall be straight and square.  Sawcut slots resulting from piezoelectric sensor removal shall be filled with the same type epoxy as used to install piezoelectric sensors.  Epoxy patched sawcut slots shall be formed by grinding to match the pavement surface profile.

Replacement piezoelectric sensors shall be centered 1 ft. from the original location of removed sensors, offset in the direction opposite of lane traffic flow.

j.	Piezoelectric Sensors in New Asphalt.  Piezoelectric sensors installed in new asphalt pavement shall be installed only after final paving and three day’s normal traffic use of the particular section of road.

k.	Piezoelectric Sensor Install Concrete Saw Cutting.  Saw cutting for piezoelectric sensors shall not be performed until after the Project Engineer confirms that the PCC pavement has been ground, straight-edged and brought into tolerances as provided in these Special Provisions and subsection 501-3.09.3, Finishing Concrete Surfaces: Concrete Decks.  The Engineer shall approve the sawcutting method before beginning cutting.  Saw cuts in the pavement shall be washed clean, blown out and thoroughly dried before installing piezoelectric sensors.

7.		Cabinets.

a.	Cabinet Placement and Orientation.  Cabinets shall be installed out of the clear zone and with the doors facing away from the road.

b.	Conduit Entry.  Conduits entries for any above-ground enclosure shall be made through the bottom of the enclosure.  No conduit runs shall be cut through the sides or top of any above-ground enclosure.

c.	Style CBA1 Cabinets.

1)	Mounting.  The Style CBA1 cabinets shall be mounted on a 2.5 inch perforated steel tube and supported with a sleeved concrete foundation as shown on the plans.

2)	Terminal Blocks.  Terminal blocks in CBA1 cabinets shall be mounted vertically as shown on the plans.

d.	Style CBA2 Cabinets.

Mounting.  The Style CBA2 cabinets shall be mounted on 4 inch GRMC or DN100 galvanized pipe and supported with a reinforced concrete foundation as shown on the plans.

- Utilities.

a.	Electrical.  The Contractor shall provide and install the Load Center according to the plans, specifications and the requirements of the appropriate Electrical Utility. Wiring from the Load Center to the equipment in the cabinet shall be provided and installed by the Contractor.  The Contractor shall request inspection of the Load Center by the Department of Labor, Division of Mechanical Inspection (DOL/DMI).  After approval of the Load Center by the DOL/DMI, the Contractor shall inform the Resident Engineer as to when electrical service is needed at the Load Center, with sufficient time to schedule the installation with the Electrical Utility before commissioning of the equipment.  The Electrical Utility will provide service to the Load Center upon request of the Engineer.

b.	PSTN (public switched telephone network).  The Telephone Utility will provide and install a Network Interface Device (NID) in or near the Cabinet.  Underground wiring for telephone service shall be provided and installed by the Telephone Utility.  The Contractor shall provide and install a type RJ-11 telephone jack inside the Cabinet, and shall install all wiring to connect the telephone jack with the NID.  The Contractor shall inform the Engineer as to when telephone service is needed at the telephone jack, with sufficient time to schedule the installation with the Telephone Utility before commissioning of the equipment.  The Engineer will make arrangements in writing with the Telephone Utility to install and connect the NID.  The Engineer will inform the Contractor of the telephone number at the NID.

9.	Asphalt Pavement Smoothness: There shall be no transverse seams, joints or roughness within 50 ft. of any inductive loops placed in asphalt pavement section.  The finished surface of the asphalt shall be tested with a straightedge 10 ft. long.  The surface shall not vary more than ¼ inch from the lower edge of the straightedge within 50 ft. of sensors at the ATR installations.  At the discretion of the Engineer, a profilograph equipped with a chart recorder shall be run along each wheelpath of each lane.  The profilograph will be supplied by the Highway Data Section and shall be operated by Contractor personnel.  Each profilogram shall extend 50 ft. beyond either end of the ATR installation.  The asphalt surface as recorded by the chart recorder shall not vary more than ¼ inch within 10 ft. of distance.

10.	Concrete Pavement Smoothness: The Portland Cement Concrete pavement smoothness shall be done according to subsection 501-3.09.3, Finishing Concrete Surfaces: Concrete Decks.

11.	Field Inspection.  Before installation of conduit, wiring, inductive loops, bending plate equipment, piezoelectric sensors, temperature sensors or cabinets, the Contractor shall notify the Engineer.  Notification shall be given in writing, through the Project Engineer, a minimum of 3 working days before installation (excluding Saturday, Sunday and State or Federal Holidays).  The Engineer shall be present to approve the installation before final burial or encasement.  Any unacceptable installations shall be corrected and re-inspected for completeness before burial or encasement.  Any burial or encasement without approval by the Engineer shall be uncovered, removed, and/or replaced at the Contractor's expense.  Any expense or delay in the project scheduling will be the responsibility of the Contractor.

669-3.02 ACCEPTANCE TESTING.  The Contractor shall perform acceptance testing on all ATR installations.

1.	General Tests.  The Contractor shall perform tests for the ATR installations according to subsection 660-3.01.7, Field Tests.

2.	AVC Acceptance Tests.

a.	Scope and Governance.  In addition to the General Tests, the Contractor shall perform Acceptance Tests on all AVC installations.  AVC Acceptance tests govern acceptance or rejection of the AVC installation.

b.	Manufacturer Participation.  Acceptance tests shall be observed and assisted by the AVC counter manufacturer’s representative, or an AVC counter manufacturer-certified installation technician.

c.	Engineer Participation.  The Engineer shall be on-site during final acceptance testing.  The Contractor shall provide documentation of the test vehicle’s gross weight and measured axle spacing to the Engineer before testing.  The Engineer must approve the test vehicle before testing.  The Engineer must approve the scheduling of data sampling and testing for each lane before testing.

d.	Results Certification.  The Engineer shall certify in writing when the installation has met the accuracy requirements of the acceptance tests.

e.	Acceptance Test Procedure.  The contractor will perform the Acceptance Tests as follows:

The Contractor shall acquire a set of test data for the AVC sensor array.  Test data shall be obtained by passing a test vehicle over the AVC sensors in each lane.  Test data shall consist of 10 valid samples per lane for the test vehicle.  Test data samples will include FHWA class designation and computed axle spacing for each sensor pass.

To be considered valid, sample data must be obtained under the following conditions:

1)	The test vehicle must maintain good lane discipline while traversing the entire sensor array.

2)	The test vehicle must maintain a constant speed, between 40mph and the maximum speed limit, while traversing the entire sensor array.

3)	Data for a particular lane must be acquired using the same vehicle.

4)	Sample data must be from successive sensor passes of the test vehicle.  Data may not be omitted or included out of order for any 10 samples.

f.	Accuracy Requirements.  The Automated Vehicle Classifier must meet the following requirements separately in each lane:

1)	The AVC system correctly assigns FHWA class designation for 9 out of 10 successive sensor passes of the test vehicle.

2)	The AVC system computes axle spacings to within 6-in of the actual measurements, for 9 out of 10 successive sensor passes of the test vehicle.

g.	Test Vehicle.  The Contractor shall provide, and arrange for, the test vehicle and drivers as needed for the acceptance testing.

The test vehicle shall be a five axle, eighteen wheel, single trailer vehicle (FHWA Class 9), with high-cube-rated (HCR) trailer.

h.	Class 9 Vehicle.  The Class 9 vehicle shall meet the following requirements:

1)	spacing between the steering axle and the drive axle group of 11.3 to 24.6 ft

2)	spacing between the drive axles of 3.5 to 6.0 ft

3)	spacing between the drive axle group and the trailer axle group of 6.1 to 46.0 ft

4)	spacing between the trailer axles of 1.1 to 40.0 ft

i.	Vehicle Loading.  The Contractor shall ensure that the test vehicle is loaded with non-shifting material to a minimum of 50% of legal load during testing.

j.	Tire Inflation.  The Contractor shall ensure that all tires on the test vehicle are inflated to recommended pressures during testing.

k.	Weighing Method.  The gross weight of the test vehicle and the weight of the test vehicle’s axle groups shall be determined by weighing on a static scale at a scale house operated by the State of Alaska Department of Commerce, Division of Weights and Measures.

An axle group is defined as any two axles whose centers are within 8 ft. of each other.

A Class 9 single trailer test vehicle has three axle groups.

669-3.05 DELIVERABLES.  Deliverables shall be submitted to the Engineer before final approval of the work or as otherwise called for herein.

1.		Materials Submittal.

a.	Format and Contents.  The Contractor shall provide a Materials Submittal of proposed equipment and materials for the ATR installations.  The Materials Submittal shall consist of three collated copies of an equipment and materials portfolio.  Each identical portfolio shall contain information of sufficient detail to determine the suitability of the equipment and materials proposed.

b.	Table of Contents.  Each portfolio shall include a table of contents listing each item's intended uses, item description, product name, manufacturer, model or part number and reference to associated information within the portfolio.

c.	Reference Drawings.  The Materials Submittal shall include a detailed shop drawing of each equipment cabinet showing the location of all mounted components.

d.	Delivery Interval.  The Materials Submittal shall be delivered for review and approval of the Engineer within thirty days following award of the contract.

e.	Liability.  The State of Alaska will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.		Utility Schedule.

a.	The Contractor shall provide a Utility Schedule identifying actions required to ensure activation of electrical and telephone service before installation and commisioning of ATR equipment at affected sites.  The Utility Schedule shall consist of three collated copies of the lists of action items.

b.	A separate list of chronologically and sequentially organized actions will be created for each affected ATR station.

c.	On the lists, each action item shall include:

1)	a description of the action

2)	when the action will occur

3)	the name, employer, position title and telephone number of the point of contact for initiating the action

4)	the name, employer, position title and telephone number of the party responsible for completing the action.

d.	The Utility Schedule shall be delivered for review and approval of the Engineer within thirty days following award of the contract.

3.	As Built Plans.

a.	The Contractor shall prepare four complete sets of as-built plans that will be current with the construction.  These as-built plans shall detail all construction changes made to the ATR design and include the following information on the appropriate sheets:

1)	location and depth of all inductive loops, piezo sensors, conduit runs and scales.

2)	locations of all equipment cabinets and junction boxes.

3)	station and offset of all junction boxes

b.	Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation in a waterproof, clear plastic holder.

c.	Redlines of full size construction plans will be acceptable as builts.

4.	Photographs.

a.	The Contractor shall provide photographic prints, 35 mm negatives and Kodak Picture CD format CDROMs documenting sensor installations.

b.	 Photographs, negatives and CDROMs shall be delivered organized in one or more white colored, D ring style, 3 ring binders with clear insert overlays on fronts and spines.  Photographs and negatives will be mounted in archival quality polypropelene pocketed sheets.  CDROMs will be placed in CD storage sheets inside the binders.

c.	The photographs shall be 5 in. x 7 in. color prints.

d.	Each photograph shall be labeled with the identification of its subject.  ATR station and device designation as indicated on the plans will be used as identification whenever possible (example: H1-W1NLA).  Labels will be photographed with the subject and will be rendered large enough to be read with the unaided eye.

e.	The photographs shall show the inductive loops and conduit in place before covering with gravel and pavement for asphalt pavement sites, or before covering with epoxy compound for concrete pavement sites.  The photographs shall include:

1)	two or more overall views of each ATR installation showing placement of the inductive loops.

2)	one or more views of each loop showing the loop and the conduit to the nearest junction box

3)	one or more views of each piezo sensor conduit showing the coaxial cable, sawcut, and conduit to the nearest junction box

4)	one or more views of each temperature sensor showing the lead cables, sawcut, and conduit to the nearest junction box

5.	Test Results.

a.	Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation. Tests will be conducted in accordance with subsection 660-3.01.7, Field Tests.

b.	AVC Test Results. 

An AVC Test Report shall be provided to the Engineer before acceptance of the Automated Traffic Recorder Installation.

The AVC Test Report shall include both an electronic copy and a paper copy of the AVC counter’s per-vehicle-record log of the AVC tests.

The AVC Test Report shall include an electronic copy and a paper copy of the final AVC calibration test data. Included AVC calibration test data shall be sorted by test vehicle, tabulated in a spreadsheet and certified by the AVC manufacturer’s representative.

6.	Manuals.  The Contractor shall provide to the Engineer all installation, repair and operation manuals for all Automated Traffic Recording equipment, telemetry equipment, dataloggers, and environmental sensors.

7.	Materials.

        - The Contractor shall provide to the Engineer any ATR equipment, sensors, and all epoxy grout remaining after installation.

        - The Contractor shall palletize the Deliverable Materials.

c.	The Contractor shall group the contents of each pallet by like items.

d.	The Contractor shall attach to each pallet a sealed plastic pouch containing complete copies of Material Safety Data Sheets that apply to the contents of that pallet.

e.	The Contractor shall provide an itemized list of Deliverable Materials.  For each item, the list shall detail:

1)	Item description: including nature of the item, brand name, manufaturer name, model number, type number and serial number.

2)	Item condition

3)	Item quantity

f.	The Contractor shall provide complete copies of Material Safety Data Sheets that apply to the Deliverable Materials.  The Contractor shall attach these Material Safety Data Sheets after the last page of the Deliverable Materials list.

669-4.01 METHOD OF MEASUREMENT.  The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder Installations as shown on the plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT. The contract unit bid price for all Automated Traffic Recorder installations shall be full compensation for furnishing equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

1.	Backfill materials required will be paid for under their respective pay items.

2.	Asphalt required will be paid for under a separate pay item.

3.	Concrete required will be paid for under a separate pay item.

4.	Installation of wiring and service to the Load Center(s) will be paid for under

the Utility Agreement for Electrical Service.  Installation of wiring and

service to the Network Interface Device(s) (NIDs) will be paid for under the

Utility Agreement for Telephone Service.

Excavation, load centers, as-built plans, the manufacturer's representative and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder Installations.

Type II and Type IA J-Boxes, 1 inch rigid conduit, and 2 inch rigid conduit associated with the Automated Traffic Recorders are subsidiary to the 669 items.  Traffic Control required to install Automated Traffic Recorders is paid for under 643 items.

20% of the Billing for item 669(1) will be withheld until the

1)	deliverables have been provided to the Engineer, as required, ensure full compliance under this section

2)	and the Highway Data Section has approved the deliverables in writing.

This is done to ensure full compliance under this Section.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorders	Each

## SECTION 670

TRAFFIC MARKINGS

Special Provision

670-1.01 DESCRIPTION.  Add the following:  Skip, solid stripes and symbols on Tudor Road will be inlaid.  Cut inlaid slot and fill with Methyl Methacrylate as indicated in subsection 670-3.06.

670-3.01 CONSTRUCTION REQUIREMENTS.

4. 	Methyl Methacrylate Pavement Markings.

a.	General.  Add the following:  10 days before starting work meet with the Engineer for a pre striping meeting. At this meeting, do the following:

	Furnish a striping schedule showing areas and timing of work, placing materials and the traffic control plans to be used.

	Discuss placement of materials, potential problems.

	Discuss work plan at off ramps, on ramps and intersections.

	Discuss material handling procedures.

	Provide a copy of the manufacture’s installation instructions and copies of the Material Safety Data Sheets.

    - The Contractor shall have no affiliation with manufacturer’s representative.

    - Install pavement markings using only striping installers certified by the manufacturer of the marking material for the specific striping material and application method.  Submit certifications 15 days before beginning work.

    - Install pavement markings using equipment certified by the marking material manufacturer that is designed and capable of properly mixing at the point and the time of application.  Submit these certifications 5 days before beginning work.  Truck mounted equipment is ***deleted*** required for this project.

    - Waste material becomes the Contractor’s property.  This includes grindings and removed marking material.  Do not dispose of or store stripe removal wastes material or asphalt grindings on State property.  Dispose of waste material according to applicable State, Federal, and local regulations.

b.	Preparation.  Delete the last sentence and substitute the following:  Apply first pass markings 7 days after the final lift of pavement has been installed.  Apply the final pass a minimum of 30 days after the initial pass or as directed by the Engineer.

Replace item 4. c. with the following:

c.	Application.  Match the new skip stripes to the existing marking pattern on at least one end of the project.  Monitor the bead application to ensure proper bead embedment and density.  In spray applications ensure sinker beads uniformly penetrate the full thickness of the marking.  Apply marking material by one or more of the following methods, appropriate to the pay item(s) in the bid schedule. Apply markings at the thickness specified uniformly across their width and along their length.  At least two passes of equal thickness are require to obtain the thickness specified.  Place additional passes squarely on top of the first pass, within  1/16 inch laterally and  3 inches longitudinally.  The thickness specified is the minimum

Add the following subitems:

(3)	Longitudinal Extruded Markings.  Mill the area for the inlaid markings to a depth of 125 mils and the dimensions specified.  Apply markings for lane lines, edge lines and centerlines to the yield shown in the following table. Apply with certified extrusion equipment.  Fill the milled area completely. Uniformly apply top coat of beads with a mechanical dispenser.

(4)	Tracking lines, Onlys, Arrows, Stop Bars, and Crosswalks Inlaid.  Mill the area to a depth of 250 mils and the dimensions specified.  Apply markings as shown on the Plans and to the depth shown in the following table.  Apply with ***deleted*** extrusion equipment.

(5)	***deleted***

d.	Sampling.  Delete in its entirety and substitute the following:  Record the following readings, the locations where taken, and submit to the Engineer within 24 hours for evaluation.  Thickness of material and depth of slot are measured form the surface of the pavement.

For inlay applications, record the depth of the slot every 300 feet during the grinding operation.

For other longitudinal applications, measure the thickness of the liens (above the pavement surface), at the time of application, every 300 feet.

Inspect the line initially, and again 2 weeks after placement, to ensure the material has cured properly.  Remove soft spots or abnormally darkened areas and replace with material meeting specifications.

Apply Methyl Methacrylate pavement markings as shown in the following table.  The table shows final design thickness.  The maximum allowable yield thickness per single-pass of Longitudinal Type markings (non-inlaid) is 60 mils.

METHYL METHACRYLATE PAVEMENT MARKING

YIELD THICKNESS TABLE

| # Marking Type | Inlaid marking2 |
| --- | --- |
| Longitudinal Type3 (Center and Edge lines) | 125 mils |
| Transverse Type (“Only”s, Arrows, and Tracking Lines) | 250 mils |
| Crosswalk & Stop Bars | 250 mils |

Measure Type III extruded without glass beads.  Tolerance is  4 mils.  Measure the thickness utilizing a wet film thickness gauge.  Collect a sample on a 6 inch by 12 inch flat sheet of 80 mils thick aluminum placed in the path of the striping guns.

670-3.04 PAVEMENT MARKING REMOVAL.  Replace the first sentence of the second paragraph with the following:  Remove pavement markings to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement.  Painting over existing striping does not meet the removal requirement.  Do not use any method utilizing burning with an open flame for removing pavement markings on the final paving lift.

670-3.06 TOLERANCES FOR LANE STRIPING.  Delete this subsection in its entirety and replace with the following:

1.	Length of Stripe.  ± 2 inches.

2.	Width of Stripe.  + 1/4 inch, - 1/16 inch

3.	Lane Width. ± 4 inches from the width shown in the Plans.

4.	Stripes on Tangent.  Do not vary more than 1 inch laterally within a distance of 100 feet when using the edge of the stripe as a reference.

5.	Stripes on Curves.  Uniform in alignment with no apparent deviations from the true curvature.

6.	Stripes.  Keep the center of the stripe within 4 inches from the planed alignment.

7.	Double Stripes.  ± ¼ inches

8.	Thickness of surface applied.  Minimum specified to a maximum of + 15 mils.

9.	Depth of Inlay Slot.  -40 mils.

10.	Thickness of Protected Inlaid Marking Material.  Minimum specified to a maximum of +40 mills.

If it is determined that the material is being placed too thin, or otherwise not to specification, make immediate adjustments to correct the problem.

Durable pavement markings applied by any method will be unacceptable if:

1.	The marking is not straight or wide enough.

2.	The thickness of the line is not uniform or less than specified.

3.	The top of the line is not smooth and uniform.

4.	The material is uncured.

5.	The material blackens or is inconsistent in color.

6.	The inlay slot is not ground to the specified depth.

7.	The inlay slot is not filled to the specified depth.

8.	The edge of the markings are not clear-cut and free from overspray.

9.	The reflective elements are not properly embedded.

10.	The markings exhibit poor adhesion.

11.	The retro-reflectivity of the markings is less than specified and not uniform.

Perform repairs using equipment similar to the equipment initially used to place the materials.  Do not perform repairs in a “patch-work” manner.  If more than one repair is required in a single 300 foot section, grind and repair the entire section.

SECTION 703

## AGGREGATES

# Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

## TABLE 703-2

## AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 1 ½ inch | 100 |  |  |
| 1 inch | 70-100 | 100 | 100 |
| ¾ inch | 60-90 | 70-100 | 70-100 |
| 3/8 inch | 45-75 | 50-79 | 50-85 |
| No. 4 | 30-60 | 35-58 | 35-65 |
| No. 8 | 22-52 | 20-47 | 23-50 |
| No. 30 | 10-33 | 10-26 | 13-31 |
| No. 50 | 6-23 | 6-19 | 10-26 |
| No. 200 | 0-6 | 0-6 | 8-15 |

(06/22/04)R117USC04

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.

Coarse Aggregate (retained on the No. 4 sieve).  Crushed stone or crushed gravel consisting of sound, tough, durable rock of uniform quality. Remove all natural fines passing a #4 sieve before crushing aggregates for Type V or VH asphalt concrete mixtures. Free from clay balls, organic matter, and other deleterious material. Not coated with dirt or other finely divided mineral matter. The Engineer may modify the fracture requirements if the hard aggregate sources stated in subsection 106-1.02 do not meet specifications.  Meet the following requirements:

|  | I | Type IIA, IV | Type I, IIB, III | Type V | Type VH |
| --- | --- | --- | --- | --- | --- |
| LA Wear, % max | AASHTO T 96 | 45 | 45 | 45 | 45 |
| Degradation Value, min | ATM 313 | 30 | 30 | 30 | 30 |
| Sodium Sulfate Loss % max (5 cycles) | AASHTO T 104 | 9 | 9 | 9 | 9 |
| Fracture, min % | WAQTC FOP for AASHTO TP61 | 90, 2 face | 80, 1face | 95, 2face | 95, 2face |
| Thin-Elongated Pieces, max % 5:1 3:1 | ATM 306 | 8 20 | 8 - | 5 15 | 5 12 |
| Nordic Abrasion, max. % | ATM 312 | 12 |  | 12 | 8 |
| Absorption, max. % | AASHTO T85 | 2.0 |  | 2.0 | 2.0 |

Fine Aggregate (passing the #4 sieve). For Type IV, V, and VH mixes, remove all natural fines passing a #4 sieve before crushing aggregates for this asphalt concrete mixture.  Aggregate consists entirely of aggregate produced from aggregate crushing process and be non-plastic as determined by WAQTC FOP for AASHTO T 90.  Meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Fine Aggregate for Type V and VH shall meet the following:

##### Property		Test Method	Requirement

Uncompacted Void Content of Fine Aggregate	AASHTO T 304	45% min.

(Fine Aggregate Angularity)

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT CONCRETE PAVEMENT

AGGREGATE

Percent Passing by Weight

| SIEVE | GRADATION |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Type I | Type II | Type III | Type IV | Type V, VH |
| 1 inch | 100 |  |  |  | 100 |
| ¾ inch | 80-90 | 100 |  |  | 90-100 |
| ½ inch | 60-84 | 75-95 | 100 | 100 | 65-75 |
| 3/8 inch | 48-78 | 60-84 | 80-90 | 80-95 | 48-60 |
| No. 4 | 28-63 | 33-70 | 44-81 | 55-70 | 30-40 |
| No. 8 | 14-55 | 19-56 | 26-70 | 35-50 | 20-30 |
| No. 16 | 9-44 | 10-44 | 16-59 | 20-40 | < 22 |
| No. 30 | 6-34 | 7-34 | 9-49 | 15-30 | < 17 |
| No. 50 | 5-24 | 5-24 | 6-36 | 10-24 | < 14 |
| No. 100 | 4-16 | 4-16 | 4-22 | 5-15 | < 12 |
| No. 200 | 3-8 | 3-8 | 3-8 | 4-8 | 3-8 |

SECTION 710

FENCE AND GUARDRAIL

# Special Provisions

710-2.11 GUARDRAIL TERMINALS. Add the following:

Use the ET-2000 LET.

The current guardrail end terminal drawings approved by the Department are as follows:

# Drawing	Original	Latest

# Number	Date	Revision	Comments

# ET-2000 LET	English	SS 155	5/18/00	None	37.5’, 7 tube, Plus head

(01/22/02)R249

SECTION 712

## MISCELLANEOUS

## Special Provisions

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS.  Delete the first and second paragraphs under item 1. Quality Requirements: and substitute with the following:  Use a marking material formulated for the application type specified.  Use a marking material manufactured from new materials and free from dirt and other foreign material.  Use a methyl methacrylate based resin system for part “A”.  Use benzoyl peroxide system for part “B”.

Type A – Extruded application:  Material formulated for extruded application with factory intermix beads and anti skid aggregate, and additional surface applied beads, such as Dura-Stripe Plus Type III or approved equal.

Type B – Spray or Extruded: Material formulated for spray or extruded application with factory intermix beads and anti skid aggregate and additional surface applied beads, such as Dura-Stripe Plus Types I, III or IV.

2.	Performance Properties:  Add the following:

k.	Adhesion: 	To Portland Cement, minimum 13.8 MPa, to asphalt, dependent on tensile failure of the substrate.  (07/17/03)R246M98

l.	Color:		Yellow, PR-1 chart, 33538 Federal Yellow.  White, minimum daylight reflectance of 84.

712-2.18 GLASS BEADS FOR METHYL METHACRYLATE PAVEMENT MARKINGS.  Delete the bead table and substitute the following:  Use the type and amount of beads specified in writing by the marking material manufacturer necessary to meet the performance requirements.

(08/10/04)R246usco04

SECTION 740

### SIGNALS AND LIGHTING MATERIALS

Special Provisions

Replace subsection 740-2.02 with the following:

740-2.02 SIGNAL AND LIGHTING POLES.  Design and fabricate highway lighting and traffic signal structures with pole shaft lengths to 55 feet long to conform to the 1994 Edition of AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals with interim revisions.  For the design and fabrication of high tower poles, see subsection 740-2.04.

A registered professional engineer shall design the structures and provide stamped shop drawings and calculations.  Submit the stamped drawings and calculations for each pole to the Engineer for approval.  Design for stresses on the completed structure with hardware in place.

1.	In the stamped calculations, indicate the edition of Standard Specifications to which the poles are being designed and provide the input data used to design each pole and mast arm, including:  design wind speed, cross section shape, yield strengths of the component materials, dimensions of the pole components, and a summary of the loads used.

2.	On the stamped shop drawings, provide design wind speed and the details for building the poles and mast arms, including:  materials specifications, slip fit joint dimensions, pole component dimensions, welds that will be made, and the welding inspection that will be done.

Submit the mill certifications for the steel items (piles, plates, bolts, and other related items) to the Engineer for approval.

Design poles for 100 mph winds with a 1.3 gust factor.

Design each electrolier to support a sign with an area of 16 square feet with its centroid located 14 feet above the base of the pole.

Fabricate signal and lighting structures from tapered steel tubes with a round or 16-sided cross section.  Orient hand holes located near the base of poles to face down-stream of traffic flow.

Furnish poles and mast arms up to 40 feet long in one piece.  Poles and mast arms longer than 40 feet may be furnished in one piece or in two segments with a slip type field splice.  For slip type joints, provide a minimum overlap of two feet or 1.5 times the inside diameter of the female

section whichever is larger.  In mast arms, locate these splices at least one foot away from the plan location of signal heads and signs.  In signal poles, locate the edge of the female section at least six-inches above the top of the signal mast arm connection.

Fabricate tubes with walls up to ½ inch thick from the prequalified base metals listed in AWS D1.1 and which feature maximum yield strengths of 70,000-psi.  Fabricate elements greater than ½ inch thick from steel that conforms to ASTM A 709 and meets the Fracture Critical Impact Test requirements for zone 3.  The Department will not accept structures that contain or are made with laminated steel elements.

Fabricate each tube from no more than 2 pieces of steel.  When using 2 pieces, place the longitudinal welded seams directly opposite one another.  Place the welded seams on adjacent sections to form continuous straight seams from the base to the top of the pole.

When tenons are needed to install traffic signals and luminaires, make them from two inch nominal schedule 40 pipe that conforms to ASTM A 53 Grade B.

Fabricate 10 feet long signal posts from 11 US Standard Gage sheet steel.  Fabricate each post with a minimum inside diameter of five inches at the base plate.  Use a 3½ inch long piece of four inch nominal schedule 40 pipe that conforms to ASTM A 53 Grade B as a post top adapter.

The Department does not allow holes made for lifting purposes in the ends of tubular segments, except in the free ends of luminaire mast arms.  To add lift points, weld them to the tube opposite the longitudinal seam weld on the outside of female segments and on the inside of male segments.  Before shipment, remove lift points added to the outside of the tubes, grind the area smooth with the base metal, and hot stick repair the finish according to subsection 660-3.01.8.a.  Lift points added to the inside of tubes may be left in place.

Hot dip galvanize lighting and signal structures to meet AASHTO M 111 and these specifications.  Completely submerge pole and mast arm segments in one dip in a kettle of concentrated zinc ammonium chloride flux solution heated to 130 oF, then completely submerge in one dip in a separate kettle of prime western grade zinc heated to approximately 825 oF. Galvanize bolts and fasteners to meet AASHTO M 232.

After the poles and mast arms are galvanized, remove excess zinc from drip lines and points and the surfaces of tube ends that form slip type joints to provide a smooth finish.

The Department will reject poles and mast arms that are

1.	Not fabricated according to these specifications or the approved shop drawings,

2.	Bowed with sweeps exceeding ¾ inch throughout the length of the pole, mast arm, or segment, if furnishing a two piece pole or mast arm,

3.	Out of round.  Sections are out of round when the diameters of round members or the dimension across the flats of multisided members exceed two percent of the dimension specified on the shop drawings.

Fabricate pile cap adapters from grade X42 steel line pipe that conforms to API 5L and from steel plate that conforms to ASTM A 709 Grade 50.  Attach the anchor plate to the pile section with a complete joint penetration (CJP) weld.  Fabricate the anchor plate to match the base plate of the lighting standard.

Perform welding to conform to subsection 504-3.01 8. Welding and the following:

1.	Make welds continuous.

2.	Use partial joint penetration (PJP) welds in longitudinal seams.  PJP welds must provide at least 60% penetration.

3.	Use CJP groove welds to connect base plates to tubes with walls 5/16 inch thick and thicker.  When CJP groove welds are used, the designer may use additional fillet welds when deemed necessary.

4.	Use socket type joints with two fillet welds to connect base plates to tubes with walls less than 5/16 of an inch thick.

5.	On steels 5/16 of an inch thick and thicker, inspect 100 Percent of CJP welds by either radiography (RT) or ultrasound (UT).

6.	Inspect a random 25 percent of PJP and fillet welds by magnetic particle (MT).  If a defect is found, inspect 100% of the PJP and fillet welds made to fill the order.  In steels less than 1/8 inch thick, complete the tests per AWS D1.3.

7.	Only visually inspect welds made on luminaire mast arms.

Finish the edges of poles and mast arms to conform to the following requirements.  Before hot dip galvanizing, neatly round the following features to the radius specified

1.	On holes through which electrical conductors pass, provide a 1/16 inch radius on both the entrance and exit edges,

2.	On pole base plates, provide a 1/8 inch radius on edges along which plate thickness is measured and a smooth finish on other exposed edges,

3.	On the ends of tubes that form slip type joints, complete the following tasks on the two surfaces that contact one another.  First, provide 1/16 inch radii on the inside and outside

edges of the female and male segments, respectively.  Then for the length of the joint plus six inches do two things: grind down welds until they feature a radius concentric with the mating surface and remove material protruding from the two surfaces, and

4.	Grind exposed welds flush with the base metal, except fillet welds and seam welds on top of mast arms.  Grinding seam welds on multisided poles is not required, except in slip type joints.

Provide caps to cover the free ends of poles and mast arms.

Identify critical information for poles and arms with visible permanent aluminum tags that contain the information shown in Table 740-1.  The measurements shown are for illustration purposes only. Use tags large enough to include required information using ¼ inch high text, 3/8 inch of space between successive lines of text, and at least 3/8 inch of space between the edges of the tag and the text.  Secure the tags with two 1/8 inch blind rivets at the base of poles and the under side of mast arms.  If furnishing a two piece signal mast arm with slip type joint, mark both pieces with the same message.

# TABLE 740-1

#### POLE MARKINGS

| Note: Italic type indicates additional Tag Markings if poles have 2 luminaire or 2 signal mast arms. |  |  |
| --- | --- | --- |
|  | MEASUREMENTS | TAG MARKINGS |
| Signal Poles |  |  |
| a) Signal mast arm length | 45 ft./55 ft. | SMA 45/SMA 55 |
| b) Luminaire mast arm length | 22 ft./18 ft. | LMA 22/LMA 18 |
| c) Pole height | 36 ft. | PH 36 |
| d) Intersection number (if more than one) -pole number |  | 1 - P 4 |
| e) Sum of signal mast arm moments about centerline of signal pole |  | SM 4000/SM 3200 |
| f) Design wind speed | 100 mph | DWS 100 |
| Light Poles |  |  |
| a) Luminaire mast arm length | 15 ft./15 ft. | LMA 15/LMA 15 |
| b) Pole height | 37 ft. | PH 37 |
| Signal Mast Arm |  |  |
| a) Mast arm length | 40 ft. | SMA 40 |
| b) Intersection number (if more than one) -pole number |  | 1 - P 4 |
| c) Sum of signal mast arm moments about centerline of signal pole |  | SM 3740 |
| d) Design wind speed | 100 mph | DWS 100 |
| Luminaire Mast Arm |  |  |
| a) Mast arm length | 18 ft. | LMA 18 |
| b) Pole number (if unique arm design) |  | P 4 |

Replace subsection 740-2.06 with the following:

740-2.06 ELECTRICAL CONDUIT AND FITTINGS.

1.	Rigid Metallic Conduit. Use UL Standard UL-6 galvanized conduit and fittings that are rigid metal type and manufactured of mild steel according to ANSI Standard C80.1.

2.	Rigid Nonmetallic Conduit. For loop detectors, use UL Standard UL-651 Schedule 80 rigid polyvinyl chloride (PVC) conduit.  Use PVC fittings meeting NEMA TC 3.

When polyethylene conduits are specified in the Plans, use a smooth wall, schedule 40, high density polyethylene (HDPE) pipe that conforms to UL 651 B.

Furnish insulated throat grounding bushings made of malleable iron or steel with a mechanically galvanized or zinc plated finish.  Grounding lugs shall either be an integral part of the bushing or consist of an attached tin plated copper saddle.  Grounding lugs shall feature a stainless steel screw, the centerline of which falls within 20 degrees of conduit centerline.  The bushings furnished shall also feature a stainless steel or brass mounting screw that locks the bushing onto the conduit end.

Furnish conduit outlet bodies and their covers with a hot dip galvanized finish and stainless steel screws.  For loop detectors, furnish type X bodies and, for photoelectric control installation, furnish type C bodies.

When Myers hubs are specified, furnish the grounding type with a hot dip galvanized finish.

At expansion joints, provide watertight expansion fittings capable of the following movements without damaging the conduits attached to it or the conductors that pass through it.  The movements include:  axial expansion or contraction to ¾-inch, angular misalignments in any direction to 30 degrees, and parallel misalignment of the conduits to ¾-inch.  The fittings shall also include a braided copper bonding jumper equal to an 8 AWG conductor, bushings to prevent scraping the conductors, and a smooth inner sleeve that maintains a constant diameter regardless of conduit alignment.

740-2.11 CONTROLLER CABINET. Add the following to the first paragraph of subpart (1) of subitem c. Cabinet Wiring.  of item 1. Standard Features. :  Furnish controller cabinets wired to accommodate five 4 channel inductive loop detector units and two 2 channel inductive loop detector units.

Replace bullet (e) of subpart (3) Field Terminal Blocks of subitem c. Cabinet Wiring. Of item 1. Standard Features. with the following:  On the right side of controller cabinets, install two 16 position bus bars, for terminating the equipment grounding and neutral conductors used inside the cabinets.  On the left side of the controller cabinets, install two 32 position bus bars, for terminating the equipment grounding and neutral conductors from field wiring.

740-2.13 SPECIAL AUXILIARY EQUIPMENT.  Add the following items:

- Opticom Priority Control System. Install the following components of the 3M Company’s Opticom Priority Control System according to 3M’s written installation instructions at the signalized intersections listed on the Plans.

Install the quantity of model 711, 721, and 722 optical detectors on the signal pole mast arms shown on the Plans. Before installing the detectors, gain approval of their final lateral location from the Engineer.  See the Plans for installation details.

Install Model 138 Optical detector lead in cable between the end of each signal mast arm and the controller cabinet.  Furnish enough slack in these cables for them to extend 2 feet beyond the end of each signal mast arm and to leave 10 feet of slack in the controller cabinet.  Seal both ends of each lead in cable with mastic lined, heat shrink tubing end caps.

Before attaching the conductors to the optical detectors, strip the insulation for the conductors and attach the four conductors to ground in the controller cabinet.  Attach the signal cable to the confirmation light.  The Municipality of Anchorage Signal Maintenance Section (MOA Signal Maintenance) will tie down the conductors in the controller cabinet under Item 660(26) Signal Timings and Adjustments.

Furnish each controller cabinet with a Model 754 phase selector, a Model 760 card rack, and an Opticom Panel Assembly, U.S. Traffic Corporation part number 103303.  The panel assembly interfaces the card rack to the controller cabinet.  Furnish new controller assemblies with these parts installed by the controller assembly manufacturer.  To retrofit existing controller assemblies, deliver the parts to MOA Signal Maintenance, who will install the parts under Item 660(26) Signal Timings and Adjustments.

740-2.14 VEHICULAR SIGNAL HEADS.  Replace subitem 4 with the following:

4.	Backplates. Install backplates around all vehicular signal faces except post mounted flashers.  Furnish backplates constructed of 0.051 inch minimum thickness aluminum alloy sheet meeting ASTM B 209, alloy 3003-H14.  For those backplates fabricated from 2 or more pieces of sheeting, furnish them fastened together with aluminum rivets or bolts peened after assembly.

For traffic signals that consist of all 8 inch or all 12 inch signal sections, furnish 5 or 5½ inch wide backplates regardless of where the signals are installed, i.e. on mast arms, on top of posts, or on the sides of poles.

For traffic signals that consist of combinations of vertically stacked 8 and 12 inch signal sections, furnish backplates with nominal borders of 8 inch for the 8 inch sections and 5 inch for 12 inch sections.

Furnish backplates with the back and front faces factory finished with 2 coats of dark olive green enamel and 2 coats of flat black enamel, respectively.

Replace subsection 740-2.18 with the following:

740-2.18 ROADWAY LUMINAIRES.  Furnish luminaires that conform the following specifications and provide the light distributions specified.  When luminaire performance criteria are specified, luminaires shall also:

- Meet or exceed the minimum initial light levels indicated.

- Provide light distribution uniformity ratios and veiling luminance ratios equal to or less than the maximums indicated.

When luminaire performance criteria are specified, submit the following information for each luminaire type and light distribution type specified:  luminaire specifications, the lumen output of the lamps that will be furnished, and current electronic photometric data to the Engineer for approval.  Furnish the photometric data in Illuminating Engineering Society (I.E.S.) format.  The Engineer will use software that calculates light levels and uniformity ratios according to the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8 to verify each luminaire provides the light levels, uniformities, and veiling luminance ratios specified.

When cut off distributions are specified, furnish luminaires with flat glass lenses and a full cutoff light distribution as defined in the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8, dated 2000.

Furnish each luminaire with a high pressure sodium lamp of the wattage specified and matching ballast with an input voltage equal to circuit voltage.  Furnish lamps that feature a rated life of 24,000 hours based on 10 hours per start and ballasts that conform to subsection 740-2.21.

Install luminaires that feature:

1.	Corrosion resistant enclosures with gray paint finish and space for the ballast.

2.	Third party certification for use in wet locations.

3.	Glass lenses, unless polycarbonate resin refractors are specified.

4.	Terminal blocks for attaching the illumination tap conductors.

5.	Aluminum reflectors with an ALZAK or ALGLAS finish.

6.	Optical components free of substances that affect photometric performance, e.g. paint.

7.	Housings cast with no provision for a photoelectric control receptacle.

8.	Airtight reflector and lens units that breathe through activated charcoal filters and include elastomer gaskets to seal the gap between the two components.  Gasket material must withstand the temperatures involved and be securely held in place.

9.	Plug in starting aids in fixtures with lamps through 400 watts.

Each cobrahead luminaire shall also include:

- An easily removed hinged door used exclusively for mounting the ballast.

- A second door that frames the lens, hinges on the house side, and fastens on the street side with an automatic type latch.

- A four bolt mounting brackets that fit two-inch nominal diameter standard pipe and feature a center pivot for leveling the luminaire.

Offset luminaires shall also include knuckle style pole top adapters that are sized to fit two inch nominal diameter standard pipe and feature a wire way meeting NEC requirements for installing three size 10 AWG conductors between the pole and the terminal block located in the luminaire.

Each high tower luminaire shall also include:

1.	A 1,000 watt, high pressure sodium lamp that provide 140,000 minimum initial lumens.

2.	A side entry four bolt mounting bracket designed for two-inch nominal diameter pipe with provision for leveling the luminaire.

3.	A die cast aluminum housing attached to the mounting bracket, which provides a weather tight enclosure for the ballast and terminal block and is readily removable without removing the luminaire from the bracket arm.

4.	A cover and reflector that readily detaches from the mounting bracket without removing the luminaire from the bracket arm.

5.	A double fused 480 volt ballast with fuses sized by the luminaire manufacturer.

6.	A hinged lens compatible with add on light shields.

7.	A stainless steel lamp clamp to prevent lamps from loosening, which is separate from the socket.

When the Plans specify shielding areas from illumination, install light shields on luminaires on  high tower poles whose templates touch the shielded areas.  Provide shields that limit light levels to 0.1 footcandle or less at the right of way line.  Whenever stock shields fail to limit light levels to the 0.1 footcandle level, hire the luminaire manufacturer to custom design and fabricate shields.  If the first generation of custom fabricated shields fail to limit light levels to the 0.1 footcandle level, the Engineer may waive the 0.1 footcandle requirement.

When polycarbonate resin lenses are specified, furnish lenses the fabricator certifies conforms to the following criteria.

1.	The lenses are molded in a single piece from virgin polycarbonate resin.

2.	The lenses are free from cracks, blisters, burns, and flow lines, and furnished with the natural molded surface.

3.	The lenses are of uniform density throughout and free from air, gas, or moisture pockets, and uncured areas.

4.	The lenses are transparent with a clear bluish tint, produced from ultraviolet stabilized resin to reduce the effects of ultraviolet radiation on their color properties.

5.	The resins used meet the requirements for the self-extinguishing classification of ASTM D 635 and feature a minimum impact strength, Izod notched of 12 foot pounds per inch when tested according to ASTM D 256, Method A, using a 1/8 inch by ½ inch bar molded according to ASTM recommended practice.

Replace subsection 740-2.20 with the following:

740-2.20 ILLUMINATION CONTROL.  Use three wire photoelectric controls that directly switch a circuit from one conductor to another.  Furnish two piece photoelectric controls that consist of a plug in photoelectric control unit and a locking type receptacle set in a cast aluminum adapter.

Furnish photoelectric control units that consist of a light sensitive element connected directly to a normally closed, single pole, single throw, control relay free of intermediate amplification.  For highway lighting, use horizontal or zenith type sensing units that:

a.	Operate at voltages between 120 and 277 volts AC, 60 Hz,

b.	Handle loads up to 1,800 volt amperes

c.	Operate at temperatures from -40 °F to +150 °F

d.	Consume less than 10 watts of power

e.	Feature a 3 prong, EEI-NEMA standard, twist-lock plug

f.	Turn on between 1 and 5 footcandles and turn-off at light levels between 1.5 and 5 times those at turn-on.

Measurements must meet the procedures in EEI-NEMA Standards for Physical and Electrical Interchangeability of Light-Sensitive Control Devices Used in the Control of Roadway Lighting.

Furnish twist lock type, phenolic resin receptacles set in one of the following cast aluminum adapters.

a.	For photoelectric controls installed on signal poles and load centers, furnish a mounting adapter with a threaded connection that fits conduit outlet bodies threaded for ½ inch rigid metal conduit, General Electric model MB-PECTL or approved equal.

b.	For photoelectric controls installed atop lighting poles (with mast arms), furnish a pole top adapter:  equipped with a terminal block, made to slip over the ends of poles 3½ to 4½ inches in outside diameter, and secured by set screws, General Electric model PTA-PECTL or approved equal.

Furnish 3 inch wide screens that reach the top of photoelectric control units to prevent artificial light from interfering with normal photoelectric control operation.  Furnish screens constructed of 0.051 inch thick aluminum meeting ASTM B 209, alloy 3003-H14.

APPENDIX A

MUNICIPALITY OF ANCHORAGE

NOISE PERMIT

APPENDIX B

## EROSION AND SEDIMENT CONTROL PLAN

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS

APPENDIX C

MATERIALS CERTIFICATION LIST

APPENDIX D

UTILITY REQUIREMENTS