SPECIAL PROVISIONS

to the

STATE OF ALASKA

DEPARTMENT OF TRANSPORTATION AND PUBLIC FACILITIES

2004 STANDARD SPECIFICATIONS for HIGHWAY CONSTRUCTION

SEWARD HIGHWAY RECREATION IMPROVEMENTS

BIRD CREEK CAMPGROUND

PROJECT NUMBER SDP-0A3-1(39)/58115

JESSICA ANNE MIRANDA

CE - 11787

SECTION 101

DEFINITIONS AND TERMS

101-1.03  DEFINITIONS.

DEPARTMENT.  Replace with the following: The DOT&PF is the Contracting Agency. The Alaska Department of Natural Resources, Division of Parks and Outdoor Recreation will be administering this contract for DOT&PF.  (01/01/01)PARKS-Special Provision

PLANS.  Replace with the following: The Department’s Contract drawings, profiles, typical cross sections, standard drawings, and supplemental drawings or reproductions showing the location, character, dimensions, and details of the work. (01/27/07)E32-Standard Modification

RETAINAGE. A percentage of a payment established in advance under a contract or subcontract to be withheld from a progress payment due on the contract or subcontract. Payment or a percentage of payment withheld for unsatisfactory performance is not retainage. (03/05/12)E101-Standard Modification

ROADWAY.  Replace with the following: The portion of a highway or park facility including shoulders within the limits of construction. (01/01/01)PARKS-Special Provision

SUBGRADE.  Replace with the following: The soil or embankment upon which the pavement structure is constructed.  (01/01/06)E22-Standard Modification

Add the following definition:

QUALIFIED PRODUCTS LIST.  A list of companies and products that the Department has found conforms to the SSHC.  (01/27/07)E36-Standard Modification

SECTION 102

### BIDDING REQUIREMENTS AND CONDITIONS

102-1.04 	EXAMINATION OF PLANS, SPECIFICATIONS, SPECIAL PROVISIONS, AND WORK SITE.  Replace the second paragraph with the following: Material Reports and/or Soils Investigation Reports are not available for this project.   (01/01/01)PARKS-Special Provision

102-1.05 PREPARATION OF BID.  Modify the second sentence in the third paragraph, after: “If a bidder is a corporation, the bid must be signed by a corporate officer,” add: or agent. (06/30/04)E18-Standard Modification

102-1.11 ADDENDA REQUIREMENTS.  Add the following:  No claim or protest will be allowed based on the bidder's allegation that he did not receive all of the addenda for an Invitation For Bids.

(09/15/08)PARKS-Special Provision

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Replace Subsection 103-1.05 with the following:

103-1.05 PERFORMANCE AND PAYMENT BONDS.  The successful bidder shall furnish all required Performance and Payment Bonds on forms provided by the Department for the sums specified in the Contract.  If no sum is specified, the successful bidder shall comply with AS 36.25.010.  The Surety on each bond may be any corporation or partnership authorized to do business in the state as an insurer under AS 21.09 or two individual sureties approved by the Contracting Officer.

If individual sureties are used, two individual sureties must each provide the Department with security assets located in Alaska equal to the penal amount of each bond.  Any costs incurred by the Contractor and the individual Surety are subsidiary and shall be borne by the Contractor or the individual Surety.  In no event will the Department be liable for these Costs.

Individual sureties shall provide security by one, or a combination, of the following methods:

1.	Escrow Account, with a federally insured financial institution, in the name of the Department.  Acceptable securities include, but are not limited to, cash, treasury notes, bearer instruments having a specific value, or money market certificates.

2.	Irrevocable letters of credit, with a financial institution approved by the Contracting Officer.

3.	Cashier’s or certified check, made payable to the State of Alaska issued by financial institutions approved by the Contracting Officer.

These bonds and security assets, as applicable, shall remain in effect for 12 months after the date of final payment or, if longer, until all obligations and liens under this Contract are satisfied, including, but not limited to, obligations under Subsection 107-1.19.

The Department may, in its discretion, notify the bonding company or Surety of any potential default or liability.

The Contractor shall substitute, within five working days, another bond or surety acceptable to the Department if an individual Surety or the Surety on any bond furnished in connection with the Contract:

1.	Becomes insolvent or is declared bankrupt;

2.	Loses its right to do business in any state affecting the work;

3.	Ceases to meet Contract requirements;

4.	Fails to furnish reports of financial condition upon request; or

5.	Otherwise becomes unacceptable to the Department.

When approved by the Contracting Officer, the Contractor may replace:

1.	An individual surety with a corporate surety; or

2.	Posted collateral with substitute collateral.

Failure to maintain the specified bonds or to provide substitute bonds when required under this section may be grounds for withholding contract payments until substitute bonding is obtained, and may, in the Department’s discretion, be grounds for declaring the Contractor in default.

(02/22/09)E65-Standard Modification

SECTION 104

SCOPE OF WORK

104-1.01 INTENT OF CONTRACT.  Add to the end of this subsection:

The Contractor is responsible for the means, methods, techniques, sequence or procedures of construction, safety, quality control, and to perform or furnish the work in accordance with the Contract documents.

(07/28/08)E58-Standard Modification

SECTION 105

### CONTROL OF WORK

105-1.02  PLANS AND WORKING DRAWINGS. Add the following to the first paragraph: Full size plan sheets are 11” by 17”. Plans are not available in CAD digital format.   (01/01/01)PARKS-Special Provision

In the third paragraph delete: “(24”x36”)” and replace with: (22”x34”)

105-1.03 CONFORMITY WITH PLANS AND SPECIFICATIONS.  In the first sentence of the first paragraph after: “Work performed and materials furnished shall conform to the Plans and Specifications” add: and approved Working Drawings,.

(01/27/07)E33-Standard Modification

105-1.05  COOPERATION BY CONTRACTOR.  Add the following: Since this contract is for work within a State Park, the aesthetic value of the finished product is of particular interest to the Department.  Special care must be taken by the Contractor to provide an acceptable finished product and to avoid damaging areas outside the actual construction limits.  This will require hand work to assure final acceptance.  (03/03/01)PARKS-Special Provision

105-1.06 COOPERATION WITH UTILITIES.  Add the following:  Request locates from the utilities having facilities in the area.  Use the Alaska Digline, Inc. Locate Call Center for the following utilities:

ALASKA DIGLINE, INC. Locate Call Center Anchorage Area 278-3121 Statewide 1-800-478-3121 who will notify the following:

ACS Alaska Railroad Corp Anchorage Water & Wastewater Alyeska Cable AT&T Alascom, Inc. Chugach Electric Assoc DOT Street Lights, State of Alaska Enstar Natural Gas GCI Communications Utilities

Call the following utilities and agencies directly:

Contact the Central Region Maintenance & Operations Office at (907) 269-0760 to obtain the appropriate District Superintendent’s phone number for this project. (1/28/11)R3-Special Provisions

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Add the following at the end of this subsection:  Costs of maintenance work during construction and before the project is accepted as substantially complete shall be subsidiary to the prices bid on the various Contract items, and the Contractor will not be paid an additional amount for such work.

If in the Engineer’s opinion, the Contractor at any time fails to provide adequate maintenance, the Engineer will notify the Contractor of such noncompliance.  The notification will specify the areas or structures for which there is inadequate maintenance, the corrective maintenance required, and the time allowed to complete corrective maintenance.  If the Contractor fails to take the corrective action within the specified time, the Engineer may:

1.  Suspend the work until corrective maintenance is completed;

2.  Assess a traffic price adjustment against the Contract Amount when an adjustment rate is specified in the Contract; and

3.  Employ others for corrective maintenance and deduct the cost from the Contract amount.

(01/27/07)E33-Standard Modification

105-1.15 PROJECT COMPLETION.  In the second paragraph, second sentence, delete:  “Subsection 621-3.04” and replace with:  Subsection 618-3.06 and 621-3.04.

In the third paragraph, first sentence, delete:  “Subsection 621-3.04” and replace with:  Subsection 618-3.06 and 621-3.04.

(07/28/08)E59-Standard Modification

105-1.16 FINAL ACCEPTANCE AND RECORD RETENTION. Modify the first paragraph, Item 4., after: “DOLWD” add: and State Department of Revenue. (06/30/04)E19-Standard Modification

105-1.17	CLAIMS.  Add the following: Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district.  (03/21/01)R93-Special Provision

Add the following Subsection:

105-1.18 	CONSTRUCTION LIMITATIONS.  It is the intent of this contract to construct these park facilities without entering park land outside clearing limits.  Equipment, materials, and manpower shall not be allowed outside clearing limits without prior approval of the Engineer.  Excavation of any kind shall only be stored within clearing limits while awaiting final placement or disposal. The Contractor shall not use construction equipment or workers that, in the opinion of the Engineer, cannot consistently operate within clearing limits.

(01/01/01)PARKS-Special Provision

SECTION 106

CONTROL OF MATERIAL

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision.  Comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, before award of the contract.

Steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States.  The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition.  These processes include rolling, extruding, machining, bending, grinding, drilling, etc.  The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), scrap, pig iron, and processed, pelletized and reduced iron ore.  It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework).  Further, it does not apply to materials that remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement.  There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non-steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

Take whatever steps are necessary to ensure that manufacturing processes for each covered product comply with this provision.  Non-conforming products shall be replaced at no expense to the State.  Failure to comply may also subject the Contractor to default and/or debarment.  False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.  (02/07/05)R13-Special Provision

In fifth paragraph, in two places remove the text: “Approved Products List” and replace with:  Qualified Products List (01/27/07)E36-Standard Modification

Add the following:

Whenever materials or equipment are specified or described in the contract documents by using the name of a proprietary item or the name of a particular supplier the naming of the item is intended to establish the type, function and quality required.  Materials or equipment of other suppliers may be accepted by the Department if sufficient information is submitted by the Contractor which clearly demonstrates to the Department that the material or equipment proposed is equivalent or equal in all aspects to that named.  Requests for review of substitute items of material and equipment will not be accepted by the Department from anyone other than the Contractor.

If the Contractor wishes to furnish or use a substitute item of material or equipment, the Contractor shall make written application to the Department for approval thereof, certifying that the proposed substitute will perform adequately the functions and achieve the results called for by the general design, be similar and of equal substance to that specified and be suited to the same use as that specified.  The application will state that the evaluation and approval of the proposed substitute will not delay the Contractor's achievement of final completion on time, whether or not acceptance of the substitute for use in the work will require a change in any of the contract documents to adapt the design to the proposed substitute. Any payment of license fee or royalty in connection with the substitute shall be borne by the Contractor.

Submittals are required for all materials.  Submittal approval by the Department is required prior to incorporation of materials into work.  Complete submittal information is required to be on the job site at all times during construction.  Contractor shall make materials available for inspection in a convenient manner, at the time of arrival, for conformance with the submittal information and contract documents.  Materials found to differ from contract specifications shall be replaced at no additional expense to Department.

When materials or work are specified to be per manufacturer’s recommendations, submit written manufacturer’s recommendations for the materials or work prior to commencing work or incorporating materials into work.

(01/01/01)PARKS-Special Provision

106-1.02 MATERIAL SOURCES.

1.	a.	General.  Within Item a. delete text and replace with:  Utilize Useable Excavation according to subsection 104-1.04 before using material sources listed in subsection 106-1.02.4.  When there is insufficient useable excavation furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

4.	Type of Sources.  Replace the first paragraph with the following:  The Contractor shall utilize Useable Excavation according to subsection 104-1.04 before using material sources listed in this subsection.  When there is insufficient Useable Excavation, the Contractor shall furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

When there is insufficient Useable Excavation, the Contractor shall supply additional required material from the following sources:

4.	d.	Available Sources.  Replace the second paragraph with the following:  When the Department furnishes copies of existing boring logs, test results, or other data in its possession concerning Available Sources, the Contractor is responsible for determining the accuracy and completeness of this data, for assumptions the Contractor makes based on this data, and for exploring Available Sources to the Contractor’s satisfaction.

4.	e.	Excluded Material Sources.  Replace the paragraph with the following:  Some material sources may not be considered acceptable regardless of location or ownership.  The bid documents may identify some material sources excluded from use.  The Department reserves the right to exclude a material sources or any portion of a material source, at any time after Contract award, that is determined by material testing to be unsuitable for use on the project.

(01/01/06)E24-Standard Modification

106-1.06 	STORAGE OF MATERIALS.  Add the following:  Storage of any materials or equipment at the jobsite shall have the Engineer’s approval and will be restricted to within the project limits.  There shall be no disturbance allowed to land outside the project slope limits.  (08/20/93)PARKS-Special Provision

Add the following Subsection:

106-1.08 SUBMITTAL PROCEDURE.  The Contractor shall complete a Submittal Register, and shall submit it to the Engineer on forms provided by the Department.  The intent of the Submittal Register is to provide a blueprint for the smooth flow of specified project documents.  The Contractor shall fill it out sequentially by bid item and allow at least three spaces between bid items.  The Submittal Register shall list working drawings, schedules of work, and other items required to be submitted to the Department by the Contractor including but not limited to: Progress Schedule, anticipated dates of material procurement, Construction Phasing Plan, Traffic Control Plan, Storm Water Pollution Prevention Plan, Quality Control Program, Utility Progress Schedule, Blasting Plan, Mining Plan, annual EEO reports, DBE payment documentation and subcontracts.

The Contractor shall submit materials (product) information to the Engineer for review, as required by the Materials Certification List and the Contract.

The number of copies required for submittals may be included in the specifications for individual bid items.  If the number of copies of a submittal is not otherwise specified, three copies shall be required.  On each sheet submitted to the Department, including working drawings, catalog cuts, manufacturer’s certifications, etc., space shall be provided for Contractor and Department review stamps.

Each copy of each submittal shall include a Submittal Summary sheet.  The Contractor may use forms provided by the Department or a similar form of the Contractor’s choice as approved by the Department.  The Contractor shall sign submittals and submit them to the Engineer.  The Department will review submittals within 30 days after they are received.  The Department will return submittals to the Contractor as either: approved, conditionally approved with the conditions listed, or rejected with the reasons listed.  The Contractor may resubmit a rejected submittal to the Engineer with more information or corrections.  The Department will review resubmittals within 30 days after they are received.

The Contractor shall not order material or use working drawings that have not been approved by the Department.  The Contractor shall be responsible for timely submittals.  Failure by the Department to review submittals within the time given may be the basis for a request for extension of Contract time but not for additional compensation.

Payment for a specific Contract item will not be made until the Department has received the Submittal Register for all items and approved all required submittals for that specific Contract item.

When material invoices, freight bills and mill certificates are submitted, they shall provide sufficient information for the Engineer to identify the date, company and location of invoice (bill, certificate); project name and number where material will be incorporated; manufacturer, product number, quantity and cost.

(01/27/07)E34-Standard Modification

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

107-1.02 PERMITS, LICENSES, AND TAXES.

Add the following: The Department has received the following permits and clearances on the Contractor’s behalf:

- U.S. Army Corps of Engineers, Nationwide Permit 42 -Fill Material in Wetlands. Issued: 8/17/2011; Expires 3/18/2012.

- Letter of Non-Objection, ADEC Division of Water. Issued: 5/24/2011.

- Letter of No Historic Properties Affected, State Historic Preservation Officer, ADNR DPOR Office of History & Archaeology. Issued: 9/16/2009; Expires: 9/16/2012.

- Approval to Construct Wastewater Holding Tank, ADEC Division of Water. Issued: 5/5/2011; Expires: 5/5/2013.

- Approval to Construct Concrete Vaulted Toilets, ADEC, Division of Water. Issued: 8/16/2011; Expires: 8/16/2013.

- Park Use Permit, ADNR Division of Parks and Outdoor Recreation. Issued: 8/19/2011; Expires: November 2012.

(8/19/11)PARKS-Special Provision

Add the following to the third paragraph:

9.	Provide information to comply with the Alaska Department of Environmental Conservation (ADEC) Alaska Pollutant Discharge Elimination System (APDES) General Permit for Alaska to discharge storm water from the construction site.  Refer to Section 641, Erosion, Sediment, and Pollution Control for requirements for this permit.

(03/21/11)PARKS-Special Provision

Add the following to the fourth paragraph:

5.	Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling, or staging, on or off project site, is not expected to impact cultural resources.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715.  If cultural resources are discovered during construction activities, stop work at that site and notify the Engineer.

6.	Provide a wetland specialist to conduct the determination and delineations of sites outside the project limits or not previously permitted, impacted by the Contractor's operations. These delineations will be subject to Corps of Engineers approval. The wetland specialist shall conduct wetlands determinations and delineations according to the Corps of Engineers 1987 Wetland Delineation Manual, and the Regional Supplement to the Corps of Engineers Wetland Delineations Manual (Alaska Region, Version 2.0, September 2007).  .

(03/21/11)PARKS-Special Provision

107-1.04  WAGE RATES.  Add the following after the first sentence of the second paragraph: Provide a copy of the Department of Labor Notice of Work (NOW) or receipt of payment prior to the start of any physical work.  (01/01/05)PARKS-Special Provision

107-1.05 FEDERAL AID PROVISIONS.  Add the following after paragraph two:

Form 25D-55H Required Contract Provisions for Federal-Aid (FHWA) Construction Contracts.  The FHWA no longer requires the Contractor to fill out FHWA Form 47, Statement of Materials and Labor Used By Contractors on Highway Construction Involving Federal Funds.  Section VI Records of Materials, Supplies and Labor of Form 25D-55H is no longer applicable to highway construction contracts.

Title VI Requirements.  During the performance of this Contract, the Contractor, for itself, its assignees and successors in interest (hereinafter referred to as the "Contractor") agrees as follows:

(1)	Compliance with Regulations:  The Contractor shall comply with the Regulation relative to nondiscrimination in Federally-assisted programs of the Department of Transportation (hereinafter, "DOT") title 49, Code of Federal Regulations, Part 21, and the Federal Highway Administration (hereinafter "FHWA") Title 23, Code of Federal Regulations, Part 200 as they may be amended from time to time, (hereinafter referred to as the Regulations), which are herein incorporated by reference and made a part of this Contract.

(2)	Nondiscrimination:  The Contractor, with regard to the work performed by it during the contract, shall not discriminate on the grounds of race, color, or national origin, sex, age, and disability/handicap in the selection and retention of subcontractors, including procurements of materials and leases of equipment.  The Contractor shall not participate either directly or indirectly in the discrimination prohibited by 49 CFR, Section 21.5 of the regulations, including employment practices when the Contract covers a program set forth in Appendix B of the Regulations.

(3)	Solicitation for Subcontractors, Including Procurements of Materials and Equipment:  In all solicitations either by competitive bidding or negotiation made by the Contractor for work to be performed under a subcontract, including procurements of materials or leases of equipment, each potential subcontractor or supplier shall be notified by the Contractor of the Contractor's obligations under this Contract and the Regulations relative to nondiscrimination on the grounds of race, color, or national origin, sex, age, and disability/handicap.

(4)	Information and Reports:  The Contractor shall provide all information and reports required by the Regulations or directives issued pursuant thereto, and shall permit access to its books, records, accounts, other sources of information, and its facilities as may be determined by the DOT&PF or the FHWA to be pertinent to ascertain compliance with such Regulations, orders and instructions.  Where any information required of a Contractor is in the exclusive possession of another who fails or refuses to furnish this information the Contractor shall so certify to the DOT&PF, or the FHWA as appropriate, and shall set forth what efforts it has made to obtain the information.

(5)	Sanctions for Noncompliance:  In the event of the Contractor's noncompliance with the nondiscrimination provisions of this Contract, the DOT&PF shall impose such contract sanctions as it or the FHWA may determine to be appropriate, including, but not limited to:

(a)	withholding of payments to the Contractor under the Contract until the Contractor complies, and/or

(b)	cancellation, termination, or suspension of the Contract, in whole or in part.

(6)	Incorporation of Provisions:  The Contractor shall include the provisions of paragraphs (1) through (6) in every subcontract, including procurements of materials and leases of equipment, unless exempt by the Regulations, or directives issued pursuant thereto.

The Contractor shall take such action with respect to any subcontract or procurement as the DOT&PF or the FHWA may direct as a means of enforcing such provisions including sanctions for non-compliance:  Provided, however, that in the event a Contractor becomes involved in, or is threatened with, litigation with a subcontractor or supplier as a result of such direction, the Contractor may request the DOT&PF to enter into such litigation to protect the interests of the DOT&PF, and, in addition, the Contractor may request the United states to enter into such litigation to protect the interests of the United States.

(10/15/09)E67-Standard Modification

107-1.07 ARCHAEOLOGICAL OR HISTORICAL DISCOVERIES.  Change the first sentence to the following:  When operations encounters historic or prehistoric artifacts, burials, remains of dwelling sites, paleontological remains, (shell heaps, land or sea mammal bones or tusks, or other items of historical significance), cease operations immediately and notify the Engineer. (02/08/10)CR7-Special Provision

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.

Add the following:  If water is required for construction purpose from a nonmunicipal water source, obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624.

(05/29/02)R7-Special Provision

Under Item 3. Protection of natural resources, add the following:

f.	The Contractor shall revegetate all unauthorized disturbed areas at no cost to the Department.  (12/15/10)PARKS-Special Provision

Under Item 5. Protected areas, add the following:  Construction equipment will not be allowed on park land outside the clearing limits of the proposed developments without the approval of the Engineer and any structures or camps required by the Contractor shall be established outside the park area.

(01/01/01)PARKS-Special Provision

Add the following:  All clearing and/or grubbing activities shall take place outside of the Migratory Bird Treaty Act (MBTA) window as determined by the U.S. Fish and Wildlife Service (FWS) under the website publication for the construction year:

http://alaska.fws.gov/fisheries/fieldoffice/anchorage/pdf/vegetation_clearing.pdf

(06/30/98)PARKS-Special Provision

No Clearing and/or grubbing activities shall occur between May 1 and July 15.

(04/15/11)PARKS-Special Provision

Add the following:

Bald Eagles are protected under the Bald Eagle Protection Act (16 U.S.C. 668-668c) which prohibits “takes” of bald eagles, their eggs, nests, or any part of the bird.  The Act defines “taking” as “to pursue, shoot, shoot at, poison, wound, kill, capture, trap, collect, molest, or disturb.”

Maintain a Primary Zone of a minimum 330 ft as an undisturbed habitat buffer around nesting bald eagles.  If topography or vegetation does not provide an adequate screen or separation, extend this buffer to 0.25 miles, or a sufficient distance to screen the nest from human activities.  The actual distance will depend on site conditions and the individual eagle’s tolerance for human activity.  Within the Secondary Zone, between 330 ft and 660 ft from eagles nest tree no obtrusive facilities or major habitat modifications shall occur.  If nesting occurs in sparse stands of trees, treeless areas, or where activities would occur within line-of-site of the nest, this buffer shall extend up to 0.5 miles.  No blasting, logging and other noisy, disturbing activities should occur during the nesting period (March 1 – August 31) within the primary or secondary zones.

Extremely noisy activities such as road construction or other activities that occur within the Secondary Zone shall be conducted outside the nesting period to avoid disturbance to eagles.  If activities occur in proximity to a nest site, employ an individual qualified to observe and assess the impact of such activities on nesting eagles.  Behavior generally associated with disturbed eagles includes alarm calls, birds flushed from their nest or perch, and aggressiveness.

If nest trees are discovered within the vicinity of the project site, the U.S. Fish and Wildlife Service must be notified immediately by calling (907) 786-3503 or (907) 271 – 2772, before starting construction activities, for further site evaluation.  (08/12/10)CR1071-Special Provision

Add the following paragraphs:

7.	Restoring Areas.  Areas used by the Contractor, including haul routes, shall be restored to their original condition after the Contractor’s operations are completed.  The original condition of an area shall be determined as follows:  before beginning operations, the Engineer and the Contractor shall inspect each area and haul route that will be used by the Contractor and take photographs to document their condition.  After construction operations are completed, the condition of each area and haul route will be compared to the earlier photographs.  Before demobilization the Contractor shall repair damages attributed to its operations.  The Contractor agrees that costs associated with repairs shall be subsidiary to other items of work and will not be paid for directly.

8.	Material Disposal Sites.  Offsite disposal areas may be at locations of the Contractor’s choice, provided the Contractor obtains from the owner of such land written permission for such dumping and a waiver of all claims against the State for any damage to such land which may result there from, together with permits required by law for such dumping.  A copy of such permission, waiver of claims, and permits shall be filed with the Engineer before beginning work on private property.  The Contractor’s selected disposal sites shall also be inspected and approved by the Engineer before use of the sites.

(01/27/07)E35-Standard Modification

Add the following Subsection:

107-1.21 FEDERAL AFFIRMATIVE ACTION. The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120

Training Program	Section 645

Federal EEO Bid Conditions	Form 25A-301

EEO-1 Certification	Form 25A-304

DBE Subcontractable Items	Form 25A-324

ADOT&PF Training Program Request				Form 25A-310

Training Utilization Report						Form 25A-311

Contact Report							Form 25A-321A

DBE Utilization Report						Form 25A-325C

Summary of Good Faith Effort Documentation			Form 25A-332A

Required Contract Provisions, Federal-Aid Contracts		Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.

(01/22/02)S80-Special Provision

SECTION 108

PROSECUTION AND PROGRESS

Delete Subsection 108-1.01 in its entirety and replace with the following:

108-1.01 SUBCONTRACTING OF CONTRACT.  The Contractor shall submit a Contractor Self Certification for Subcontractors and Lower Tier Subcontractors, Form 25D-042, before the Contractor or any subcontractor subcontracts, sells, transfers, assigns, or otherwise disposes of the Contract or any portion of the Contract. The Department has authority to review subcontracts and to deny permission to subcontract work. The Department may penalize the Contractor for false statements or omissions made in connection with Form 25D-042.

The Contractor shall perform, with the Contractor's own organization, work amounting to at least 30 percent of the difference between the original Contract price and the price of designated Specialty Items. For the purpose of this Subsection, work is defined as the dollar value of the services, equipment, materials, and manufactured products furnished under the Contract. The Engineer will determine the value of the subcontracts based on Contract unit prices or upon reasonable value, if entire items are not subcontracted.

The Department’s consent to the subcontracting, sale, transfer, assignment, or disposal of all or a part of the Contract shall not relieve the Contractor and the Surety of responsibility for fulfillment of the Contract or for liability under the bonds regardless of the terms of the transfer or sublet approvals.

- The Contractor shall ensure that for all subcontracts (agreements):

  - The Department is furnished with one completed Contractor Self Certification, Form 25D-042, for each subcontract;

  - The subcontractors have submitted a Bidder Registration, Form 25D-6;

  - The required prompt payment provisions of AS 36.90.210 are included in all subcontracts:

  - A clause is included requiring the Contractor to pay the subcontractor for satisfactory performance according to AS 36.90.210 and within eight (8) working days after receiving payment from which the subcontractor is to be paid;

  - A clause is included requiring the Contractor to pay the subcontractor interest, according to AS 45.45.010(a), for the period beginning the day after the required payment date and ending on the day payment of the amount due is made:

  - A clause is included requiring the Contractor to pay the subcontractor all retainage due under the subcontract, within eight (8) working days after final payment is received from the Department, or after the notice period under AS 36.25.020(b) expires, whichever is later;

  - A clause is included requiring the Contractor to pay interest on retainage, according to AS 36.90.250 and AS 45.45.101(a):

  - Other required items listed in Form 25D-042 are included in the subcontracts;

  - The subcontractors pay current prevailing rate of wages as per Subsection 107-1.04 and file certified payrolls with the Engineer and DOLWD for all work performed on the project; and

  - Upon receipt of a request for more information regarding subcontracts, the requested information is provided to the Department within 5 calendar days.

- The Contractor shall ensure that for all lower tier subcontracts (agreements between subcontractors and lower tier subcontractors):

  - The required prompt payment provisions of AS 36.90.210 are included in all lower tier subcontracts;

  - A clause is included requiring the subcontractor to pay the lower tier subcontractor for satisfactory performance according to AS 36.90.210, and within eight (8) working days after receiving payment from which the subcontractor is to be paid;

  - A clause is included requiring the subcontractor to pay the lower tier subcontractor interest, according to AS 45.45.010(a), for the period beginning the day after the required payment date and ending on the day payment of the amount due is made;

  - A clause is included requiring the subcontractor to pay the lower tier subcontractor all retainage due under the subcontract, within eight (8) working days after final payment is received, or after the notice period under AS 36.25.020(b) expires, whichever is later;

  - A clause is included requiring the subcontractor to pay the lower tier subcontractor interest on retainage, according to AS 36.90.250 and AS 45.45.101(a);

  - Other required items listed in Form 25D-042 are included in the lower tier subcontracts;

  - The lower tier subcontractors pay current prevailing rate of wages as per Subsection 107-1.04 and file certified payrolls with the Engineer and DOLWD for all work performed on the project; and

  - Upon receipt of a request for more information regarding subcontracts, the requested information is provided to the Department within 5 calendar days.

- The following will be considered as subcontracting, unless performed by the Contractor:

  - Roadside Production.  Roadside production of crushed stone, gravel, and other materials with portable or semi-portable crushing, screening, or washing plants set up or reopened in the vicinity of the project to supply materials for the project, including borrow pits used exclusively or nearly exclusively for the project.

  - Temporary Plants.  Production of aggregate mix, concrete mix, asphalt mix, other materials, or fabricated items from temporary batching plants, temporary mixing plants, or temporary factories that are set up or reopened in the vicinity of the project to supply materials exclusively or nearly exclusively for the project.

  - Hauling.  Hauling from the project to roadside production, temporary plants, or commercial plants, from roadside production or temporary plants to the project, from roadside production or temporary plants to commercial plants, and all other hauling not specifically excluded in this subsection.

  - Other Contractors.  All other contractors working on the project site under contract with the Contractor are considered subcontractors unless specifically excluded in this subsection.

- The following will not be considered as subcontracting, but the Contractor shall comply with the prompt payment provisions of AS 36.90:

  - Commercial Plants.  The purchase of sand, gravel, crushed stone, crushed slag, batched concrete aggregates, ready-mixed concrete, asphalt paving mix, and any other material or fabrication produced at and furnished from established and recognized commercial plants that sell to both public and private purchasers.

  - Hauling.  Delivery of materials from a commercial plant to a different commercial plant, and delivery from a commercial plant to the project site by vehicles owned and operated by the commercial plants or by commercial freight companies that have a contract with the commercial plant. Commercial freight companies are trucking or hauling companies that deliver multiple types of materials to multiple clients, both public and private, on an established route and on a recurrent basis.

  - Contractors' General Business.  Work within permanent home offices, branch plants, fabrication plants, tool yards, and other establishments that are part of a contractor's or subcontractor's general business operations.

5.	Owner-Operators.  Hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor or approved subcontractor is not considered subcontracting for purposes of AS 36.30.115.

The Contractor shall ensure that the required prompt payment provisions of AS 36.90.210 are included in contracts with owner-operators.

The Contractor shall collect and maintain at the project site current and valid copies of the following to prove that each trucker listed is a bona fide owner-operator:

- Alaska Driver's License with appropriate CDL class and endorsements;

- Business license for trucking with supporting documents that list the driver as the business owner or corporate officer;

- Documents showing the driver's ownership interest in the truck, including copies of:

(1)	Truck registration; and

(2)	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of these records for a period of at least three years after final acceptance of the project.

Owner-operators must qualify as independent contractors under the current Alaska Department of Labor’s criteria. Owner-operators may be required to show:

- The owner-operator’s right to control the manner in which the work is to be performed;

- The owner-operator’s opportunity for profit or loss depending upon their managerial skill;

- The owner-operator’s investment in equipment or materials required for their task, or the employment of helpers;

- Whether the service rendered requires a special skill;

- The degree of permanence of the working relationship; and

- Whether the service rendered is an integral part of the owner-operator’s business.

The status of owner-operators is subject to evaluation throughout the project period. If the criteria for an independent contractor are not met, the Contractor shall submit amended payrolls listing the driver as an employee subject to all labor provisions of the Contract.

The Contractor shall issue each owner-operator a placard in a form approved by the Engineer that identifies both the truck driver and the vehicle. The placard shall be prominently displayed on the vehicle so that it is visible to scale operators and inspectors.

Not withstanding the Department’s definitions of contracting and subcontracting, the Contractor shall be responsible for determining and complying with all federal and state laws and regulations regarding contracting, subcontracting, and payment of wages. The Contractor shall promptly pay any fines or penalties assessed for violations of those laws and regulations, and shall promptly comply with the directives of any government agency having jurisdiction over those matters.

(03/05/12)E102 – Standard Modification

SECTION 109

ADDENDUM 1

ATTACHMENT C

SHEET 1

### MEASUREMENT AND PAYMENT

109-1.02 MEASUREMENT OF QUANTITIES. Under Subtitle Electronic Computerized Weighing System item (1) Computer, add the following to the end of the first sentence:  “, CD, or a USB device.”  (04/31/05)R14-Special Provision

Add the following:

14.		Hour.  Measured items by the hour shall be full payment for the work described in the contract including labor, equipment, and operating costs of the equipment.  Items to be measured by the hour will be recorded to the nearest quarter-hour by the Engineer.  The measurement shall start when the required equipment & operator, surveyor, or survey party begins work at the specified location as directed by the Engineer.  The measurement will stop when the required work is accomplished, when the equipment fails, when directed to stop work by the Engineer, or when the operator stops work.  Times will be reconciled with the Contractor on a daily basis.

(01/01/05)PARKS-Special Provision

109-1.05 COMPENSATION FOR EXTRA WORK ON TIME AND MATERIALS BASIS.  Under item 3. Equipment, subitem a. Hourly Rental Rate, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska – SOUTH  (04/31/05)R14-Special Provision

[Deleted Text]

109-1.08 FINAL PAYMENT.  Add the following sentence to the first paragraph: The Department will not process the final estimate until the Contractor completes Items 1 through 4 in the first paragraph of Subsection 105-1.16. (06/30/04)E11-Standard Modification

Delete Subsection 109-1.06 in its entirety and replace with the following:

109-1.06 PROGRESS PAYMENTS.  The Department will make monthly progress payments to the Contractor based on estimates of the value of work performed and materials on hand under Subsection 109-1.07. At the Departments discretion, a progress payment may be made twice monthly if the value of the estimate exceeds $10,000.

Contractor’s failure to pay subcontractors, or subcontractor’s failure to pay lower tier subcontractors, according to prompt payment provisions required under Subsection 108-1.01 is considered unsatisfactory performance.

The Department will not withhold payment as retainage but may withhold payment for unsatisfactory performance. If satisfactory progress is being made and subcontractors are paid according to Subsection 108-1.01 and AS 36.90.210, the Engineer will authorize 100 percent payment for the estimated value of work accomplished, less any authorized deductions.

If the Engineer finds that satisfactory progress is not being made or payment for satisfactory work by a subcontractor or lower tier subcontractor is not paid according to Subsection 108-1.01, the Engineer may withhold up to 100 percent of the total amount earned from subsequent progress payments. The Engineer may withhold up to 200 percent of the estimated cost to complete final punch list items for unsatisfactory performance until those items are complete. The Engineer will notify the Contractor in writing within eight (8) working days of a request for a progress payment of the reasons why part or all of the payment is being withheld for unsatisfactory performance and what actions may be taken by the Contractor to receive full payment.

ADDENDUM 1

ATTACHMENT C

SHEET 2

Payments of withheld amounts will be made in accordance with AS 36.90.200. No interest will be paid to the Contractor for amounts withheld for unsatisfactory performance except if the Department fails to pay the amount withheld within twenty one (21) calendar days after the Contractor satisfactorily completes the remedial actions identified by the Engineer, as provided in AS 36.90.200(e).

The Contractor shall pay interest on retainage withheld from subcontractors, and at an interest rate according to AS 36.90.250 and AS 45.45.010(a).

(03/05/12)E103-Standard Modification

109-1.08 FINAL PAYMENT.  Add the following sentence to the first paragraph: The Department will not process the final estimate until the Contractor completes Items 1 through 4 in the first paragraph of Subsection 105-1.16. (06/30/04)E11-Standard Modification

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION.  The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, the opportunity to participate fairly with other contractors in the performance of contracts financed with federal funds. The Contractor and subcontractors shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. The Contractor will carry out applicable requirements of 49 CFR Part 26 in the award and administration of US DOT assisted contracts.

120-1.02 INTERPRETATION.  This section implements the requirements of 49 CFR, Part 26, and the Department’s federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this section is a material breach of contract, which may result in contract termination or other remedy as DOT&PF deems appropriate. Failure to comply with this section is justification for debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS.

1.	Administrative Reconsideration.  A process by which the low bidder may request reconsideration when the Department determines the Good Faith Effort (GFE) requirements have not been met.

2.	Broker.  A certified DBE for the delivery of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary to complete the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and ensuring that the materials meet specifications before credit will be given.

3.	Civil Rights Office.  The Department’s Civil Rights Office.

4.	Contract Compliance Officer.  Individual within the Civil Rights Office with the authority to administer the Department’s compliance programs.

5.	Disadvantaged Business Enterprise.  A Disadvantage Business Enterprise which is a for-profit small business concern that is certified in accordance with 49 CFR, Part 26 and listed in the Alaska DBE Directory.

6.	DBE Key Employee.  A permanent, year-round employee of the DBE and whose name is on file with the Civil Rights Office as a key employee. A key employee may act as an on-site representative when the owner is not on-site.

7.	DBE Utilization Goal.  The percent of work to be performed by certified DBEs. The goal is established by the Department and specified in the contract.

8.	DBE Officer.  Individual designated in writing as a representative of the contractor concerning DBE issues.

9.	Manufacturer.  A DBE certified in a supply category that changes the shape, form, or composition of original material in some way. The DBE must provide that altered material to the general public or the construction industry at large on a regular basis.

10.	Race Conscious Participation.  DBE participation used to meet a specified DBE Utilization Goal.

11.	Race Neutral Participation.  DBE participation that is in excess of the specified DBE Utilization Goal.

12.	Regular Dealer.  A DBE certified in a supply category who operates in a manner consistent with industry practice and who:

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally fabricate (assemble large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

- a person may be a regular dealer in such bulk items as petroleum products, steel, cement, gravel, stone, or asphalt without owning, operating, or maintaining a place of business, if the person both owns and operates distribution equipment for the products. Any supplementing of regular dealers’ own distribution equipment shall be by a long-term lease agreement and not on an ad hoc or contract-by-contract basis.

120-2.01 MEETING THE DBE UTILIZATION GOAL.  A DBE’s proposed work may be used to demonstrate the successful bidder’s ability to meet the DBE Utilization Goal before Contract award. The DBE must be certified in a category covering the Commercially Useful Function to be performed at the time of listing on Form 25A-325C (DBE Utilization Report).

A bidder may meet the DBE Utilization Goal through (1) the participation of certified DBE firms, or (2) documentation of required Good Faith Effort (Subsection 120-3.01), or (3) a combination of participation and Good Faith Effort to be eligible for contract award.

DBE participation on contingent sum items will count as Race Neutral DBE participation and not towards fulfilling a minimum DBE Utilization Goal, which is Race Conscious DBE participation.

120-3.01 DETERMINATION OF COMPLIANCE.

1.	Phase I-Bid.  All DBE Good Faith Efforts must be completed prior to bid opening.

2.	Phase II-Award.  The apparent low bidder shall submit evidence of DBE commitment(s) within five working days after receipt of written notification by the Department of the successful low bid. The apparent low bidder may not supplement its DBE efforts after opening, nor may not offer new or additional DBE participation after submitting the DBE Utilization Report (Form 25A-325C).

- Written DBE Commitment: Complete Form 25A-326 for each DBE subcontractor.

- DBE Utilization Report. Submit a completed DBE Utilization Report Form 25A-325C listing certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation. Submit a completed Summary of Good Faith Effort Documentation Form 25A-332A (with attachments) and Contact Report Form 25A-321A if the DBE Utilization Goal is not demonstrated on Form 25A-325C.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and cannot document the minimum required Good Faith Effort (as specified below), the Contracting Officer will determine the bidder to be not responsible.

120-3.02 GOOD FAITH EFFORTS (GFE).

1.	Good Faith Effort Criteria.  When a bidder fails to meet DBE Utilization Goals, the Civil Rights Office will use the following criteria to judge whether they have demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

- Consider All Subcontractable Items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items with an established DBE goal as identified on Form 25A-324, before bid opening. It is the bidder’s responsibility to facilitate DBE participation by making the work listed on the subcontractable items list available to DBE firms.

If the bidder cannot achieve the DBE Utilization Goal, then the bidder may also consider other items not listed that could be subcontracted to DBEs.

- Initial DBE Notification. All DBEs listed in the Department’s current DBE Directory that have a “Yes” under Required GFE Contact and “Yes” under the specific Work Area (Region) must be contacted at least seven calendar days prior to bid opening.  DBEs certified to perform work items identified on Form 25A-324 must be contacted to solicit their interest. Each contact with a DBE firm will be logged on a Contact Report, Form 25A-321A.

The bidder must give DBEs at least five calendar days to respond. The bidder may reject DBE quotes received after the deadline. Such a deadline for bid submission by DBEs will be consistently applied.

The only acceptable methods of initial and follow up notification are:

- By fax with a confirmation receipt of successful transmission to the DBEs fax number listed in the DBE Directory. A fax transmission without receipt of successful transmission is unsatisfactory.

2)	By email with confirmation of successful receipt by DBEs email address listed in the DBE Directory. Email without confirmation of successful receipt is unsatisfactory.

3)	By U.S. Mail to the DBEs address listed in the DBE Directory with a return receipt requested. Letters mailed without a return receipt signed by the DBE or DBE Key employee are unsatisfactory. Delivery confirmation with evidence of successful delivery is an acceptable substitute for Return Receipt.

4)	By telephone solicitation with a record of the date and time of the telephone call made to the DBEs telephone number listed in the DBE Directory. Telephone solicitation without a record of date and time is unsatisfactory.

- Non-Competitive DBE Quotes. DBE quotes more than 10 percent higher than an accepted non-DBE quote will be deemed non-competitive, provided they are for the exact same work or service.

All evidence in support of a non-competitive bid determination must be provided at the time of the Good Faith Effort submittal. When a DBE quote is rejected as being non-competitive, the work must be performed by the non-DBE subcontractor whose quote was used to provide the basis of the determination. Payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the accepted quote. This does not preclude increases due to change documents issued by the Department.

- Assistance To DBEs. Contractors must provide DBEs with:

1)	Information about bonding or insurance required by the bidder.

2)	Information  about  securing  equipment,  supplies,  materials,  or  related  assistance  or services.

3)	Adequate information about the requirements of the contract regarding the specific item of work or service sought from the DBE.

e.	Follow-up DBE Notifications. Contact the DBEs to determine if they will be bidding. For acceptable forms of notification and required documentation see 120-3.02, subsection 1.b items 1 through 4.

Failure to submit a bid by the deadline is evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report, Form 25A-321A.

f.	Good Faith Effort Evaluation. Subsections (a) through (e) must be completed for a Good Faith Effort based submission to be considered. Failure to perform and document actions contained in subsections (a) through (e) constitutes insufficient Good Faith Effort. After submitting a Good Faith Effort, bidders may only clarify efforts taken before opening. No new efforts or additional DBE participation is permitted after opening.

2.	Administrative Reconsideration. 49 CFR Part 26.53(d) provides an opportunity for administrative reconsideration when the Department determines that Good Faith Effort is insufficient. This opportunity must be exercised within three working days of notification that Good Faith Efforts were unsatisfactory. For reconsideration, the bidder must provide written documentation or argument concerning efforts to meet the DBE Utilization Goal. No new or additional contact information may be provided.  Only contact information the bidder provided in support of its initial request for a Good Faith Effort determination by the Civil Rights Office may be presented to support the request for administrative reconsideration.

The process for an Administrative Reconsideration is as follows:

a.	The bidder will have the opportunity to meet with the DBE Liaison Officer in person to discuss the issue. If so desired, the bidder must be ready to meet with the DBE Liaison Officer within four working days of receipt of notice that it failed to meet the requirements of this subsection.

b.	The DBE Liaison Officer will render a written decision and provide notification to the bidder within four working days after the meeting. The written decision will explain the basis for finding.

c.	The finding of the DBE Liaison Officer cannot be appealed to the U.S. DOT.

3.	Phase III-Construction.

a.	DBE Creditable Work. The Commercially Useful Function work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report, Form 25A-325C, shall be included in any subcontract, purchase order or service agreement with that DBE.

b.	DBE Replacement. The Contractor shall submit a written request to replace a DBE to the Engineer. If approved, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal. If the Engineer and the Civil Rights Office agree that the criteria of Section 120-3.04 have been met, the DBE may be replaced by the contractor with a non-DBE subcontractor.

c.	DBE Utilization Goal Adjustment. The DBE Utilization Goal will be adjusted only if a DBE replacement is approved by the Engineer, and only to the extent the contractor cannot obtain another DBE subcontractor to perform the work.

120-3.03 COMMERCIALLY USEFUL FUNCTION.

1.	Creditable Work.  Measuring the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable Commercially Useful Function work on this project. This is determined by the Engineer in accordance with this Section.

Commercially Useful Function is limited to:

a.	Prime Contractors;

b.	Subcontractors;

c.	Manufacturers;

d.	Regular Dealers;

e.	Brokers; or

f.	Joint Ventures

2.	Determination of Commercially Useful Function.  In order for the Commercially Useful Function work of the DBE to be credited toward the goal, the Contractor will ensure that the DBE is certified in the appropriate category at the time of the submittal of the subcontract, or the issuance of a purchase order or service agreement. Subcontracts, purchase orders and service agreements shall be consistent with the written DBE commitment.

a.	The Commercially Useful Function performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

b.	The following factors will be used in determining whether a DBE trucking company is performing a Commercially Useful Function:

1)	The DBE must be responsible for the management and supervision of the entire trucking operation for which it is responsible on a particular contract, and there cannot be a contrived arrangement for the purpose of meeting DBE goals.

2)	The DBE must itself own and operate at least one fully licensed, insured, and operational truck used on the contract.

3)	The DBE receives credit for the total value of the transportation services it provides on the contract using trucks it owns, insures, and operates using drivers it employs.

4)	The DBE may lease trucks from another DBE firm, including an owner-operator who is certified as a DBE. The DBE who leases trucks from another DBE receives credit for the total value of the transportation services the lessee DBE provides on the contract.

5)	The DBE may also lease trucks from a non-DBE firm, including from an owner-operator. The DBE who leases trucks from a non-DBE is entitled to credit for the total value of transportation services provided by non-DBE lessees not to exceed the value of transportation services provided by DBE-owned trucks on the contract. Additional participation by non-DBE lessees receives credit only for the fee or commission it receives as a result of the lease arrangement.

6)	A lease must indicate that the DBE has exclusive use of and control over the truck. This does not preclude the leased truck from working for others during the term of the lease with the consent of the DBE, so long as the lease gives the DBE absolute priority for use of the leased truck. Leased trucks must display the name and identification number of the DBE.

c.	The Contractor will receive credit for the Commercially Useful Function performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE’s work or provision of goods or services regarding Commercially Useful Function and potential DBE credit.

d.	The DBE may perform work in categories for which it is not certified, but only work performed in the DBE’s certified category meeting the Commercially Useful Function criteria may be credited toward the DBE Utilization Goal.

e.	DBE work shall conform to the following requirements to be a Commercially Useful Function:

1)	It will be necessary and useful work required for the execution of the Contract.

2)	The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

3)   It will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE On-Site Representative will be at the work site and responsible for the work.

4)	The manner in which the work is sublet or performed will conform to standard industry practice within Alaska, as determined by the Department. The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

5)	The cost of the goods and services will be reasonable and competitive with the cost of goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor’s operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling their delivery and fully responsible for ensuring that they meet specifications. The cost of materials purchased from the contractor or its affiliates is not creditable.

6)	Subcontract work, with the exception of truck hauling, shall be sublet by the same unit of measure as is contained in the Bid Schedule unless approved in advance by the Engineer.

7)	The DBE will control all business administration, accounting, billing and payment transactions. The Contractor cannot perform these functions for the DBE.

In accordance with AS 36.30.420(b), the Engineer may inspect the offices of the DBE and audit their records to assure compliance.

3.	Rebuttal of a Finding of No Commercially Useful Function.  Consistent with the provisions of 49 CFR, Part §26.55(c)(4)&(5), before the Engineer makes a final finding that no Commercially Useful Function has been performed by a DBE, the Engineer will coordinate transmittal of the presumptive finding through the Civil Rights Office to the Contractor, who will in-turn, notify the DBE. The Contractor will provide the DBE the opportunity to provide rebuttal information. The contractor shall present the information to the Engineer.

The Engineer, together with the Civil Rights Office, will make a final determination on whether the DBE is performing a Commercially Useful Function. Under no circumstances will the Contractor take any action with respect to the DBE until the final determination is made. The Engineer’s decisions on Commercially Useful Function matters are subject to review by the Department, but are not administratively appealable to the US DOT.

4.	Monthly Required Reporting.  On a monthly basis, the Contractor shall submit the Monthly Summary of Disadvantaged Business Enterprise Participation, Form 25A-336, to the Civil Rights Office. Reports are due by the 15th of the following month. Also attach copies of canceled checks or bank statements that identify payer, payee, and amount of transfer to verify payment information shown on the form.

5.	Removal of DBE Certification.  Should a DBE performing a Commercially Useful Function lose its DBE certification during the term  of  the subcontract, purchase order, or  service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

The Contractor must still meet the DBE Utilization Goal by expending Good Faith Effort (Subsection 120-3.03, 2) and either:

a.	Withdrawing the subcontract, purchase order or service agreement from the decertified DBE to replace it with a currently certified DBE for that same work or service; or

b.	Continuing with the subcontract, purchase order or service agreement with the decertified firm and finding other work not already committed to DBEs in an amount that meets the DBE Utilization Goal.

120-3.04 TERMINATION OF A DBE SUBCONTRACT.  In accordance with 49 CFR 26.53(f)(1) the Contractor shall not terminate a DBE subcontractor without the written consent of the DBE Liaison Officer. This includes, but is not limited to, instances in which the Contractor seeks to perform work originally designated for a DBE subcontractor with its own forces or those of an affiliate, a non-DBE firm, or with another DBE firm. The Contractor must give the DBE subcontractor written notice of an approved subcontract termination.

120-3.05 DEFAULT OF DBE.  If a DBE defaults on their obligation for any reason, the Contractor shall take immediate steps to retain the services of other DBEs to perform the defaulted work. If the Contractor cannot obtain replacement DBE participation, the DBE Utilization Goal will not be adjusted. However, the Engineer may consider the following criteria as satisfying that portion of DBE participation that cannot be replaced:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

2.	The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.03 for the defaulted work; or

3.	It is too late in the project to provide any real subcontracting opportunities for DBEs.

If a DBE firm defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding it.

120-4.01 DETERMINING DBE CREDIT.  The Contractor is entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for Commercially Useful Function work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	Credit for the Commercially Useful Function of a DBE prime contractor is 100 percent of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

2.	Credit for the Commercially Useful Function of a subcontractor is 100 percent of the monies actually paid to the DBE under the subcontract for creditable work and materials.

3.	Credit for the Commercially Useful Function of a subcontractor performing hauling/transportation is 100 percent of the monies actually paid to the DBE under the subcontract for creditable work for those firms certified in the 100 percent credit category. Leasing trucks from another DBE firm also qualifies for credit and must conform to the provisions of 49 CFR 26.55(d). Credit for the Commercially Useful Function of a subcontractor performing hauling/transportation is 5 percent of the monies actually paid to the DBE under the subcontract for creditable work for those firms certified in the 5 percent credit category.

4.	Credit for the Commercially Useful Function of a manufacturer is 100 percent of the monies paid to the DBE for the creditable materials manufactured.

5.	Credit for the Commercially Useful Function of a regular dealer of a creditable material, product, or supply is 60 percent of its value. The value is the actual cost paid to the DBE not to exceed the bid price for such item.

6.	Credit for the Commercially Useful Function of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5 percent of the cost of the procurement contract for the creditable item.

7.	Credit for the Commercially Useful Function of a broker performed by a DBE certified in a bonding or insurance category is limited to a reasonable brokerage fee, not to exceed 5 percent of the premium cost.

8.	Credit for the Commercially Useful Function of a joint venture (JV) either as the prime contractor or as a subcontractor may not exceed the percent of the DBE’s participation in the JV agreement, as certified by the Civil Rights Office. The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 ACHIEVEMENT OF DBE GOALS.  Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A-325C as scheduled or fails to submit proof of payment, requested documentation, or otherwise cooperate with a DBE review or investigation, the Department will consider this to be unsatisfactory work. If the Contractor fails to utilize Good Faith Effort to replace a DBE, regardless of fault (except for Subsection 120-3.05 item 3), the Department will also consider this unsatisfactory work. Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06.

### (03/05/12)S97-Special Provision

### SECTION 201

CLEARING AND GRUBBING

201-3.01 GENERAL.  Add the following:  All clearing and/or grubbing activities shall abide by the Migratory Bird Treaty Act (MBTA).  (09/15/08)PARKS-Special Provision

No Clearing and/or grubbing activities shall occur between May 1 and July 15.

(04/15/11)PARKS-Special Provision

201-3.02	CLEARING.  Add the following:  Remove branches to provide 12 feet vertical clearance above road surface, shoulder to shoulder.  Remove branches to provide 10 feet vertical clearance above sidewalk, deck, trail and pathway surfaces.  (01/01/01)PARKS-Special Provision

Add the following: Timber with a 5 inch diameter or larger at breast height shall be cut into 8-foot lengths, de-limbed, and stacked at locations approved by the Engineer for either public removal or Department use, as determined by the Engineer.  These locations shall be adjacent to the nearest side street or other approved site which does not create a traffic hazard due to lack of adequate parking for the public.  The Department will notify the public of the availability of the timber once it has been stacked.  The Contractor shall schedule the clearing and grubbing work so as to provide two weeks for the public and Department personnel to access those areas of the project where such timber is available prior to completion of the clearing and grubbing work in those areas. The Contractor shall dispose of the timber left by the public and Department after the 2 week time period. The Contractor may dispose of the left timber by chipping into mulch for use by the Contractor as a BMP for temporary erosion, sediment and pollution control.

The Contractor shall perform the work necessary to preserve and/or restore land monuments and property corners from damage.  A land monument or property corner that is disturbed shall be restored according to Section 642 at the Contractor's expense.  An undisturbed area 5 foot in diameter may be left around existing monuments and property corners.  A list of land monuments and property corners is shown on the Right of Way maps.

(04/21/11)PARKS-Special Provision

201-3.03	GRUBBING.  Add the following: The Contractor has the option to screen organic soil obtained from grubbing to meet the gradation for topsoil as specified under Section 726, or as approved by the Engineer. The screened material may be used for topsoil onsite. (05/02/11)PARKS-Special Provision

201-3.05 SELECTIVE TREE REMOVAL. Delete the last sentence and add the following:  Cut off designated trees as close to the ground as possible, leaving no more than 12 inches of stump above the ground surface.  Slash the top of the stump in a criss-cross pattern with a chainsaw or other means to enable faster decay.  (02/10/11)PARKS-Special Provision

201-3.06 	DISPOSAL.  Replace paragraphs two and three with the following:  Combustible material from any operations shall be disposed of by transporting to locations outside the park controlled lands.  No burning will be permitted in other areas sufficiently close to the park to cause, as determined by the Engineer, a fire danger to the park resources.

No burning will be permitted on private lands without the written approval of the property owner.  The approval of the Engineer shall be required on a day to day basis when burning is within a two mile radius of the park lands.  Constant care by competent watchmen with immediate access to adequate firefighting equipment shall be required during burning operations.  Full compliance with applicable laws and ordinances will be the Contractor's responsibility.

(01/01/01)PARKS-Special Provision

Add the following Subsection:

201-3.07	GRINDING. Material obtained from clearing and grubbing may be processed onsite into a mulch-topsoil mixture by means of grinding. Grinding shall be performed with equipment capable of reducing clearing and grubbing material down to a homogenous organic material. The resulting material shall not have pieces larger than 6 inches.

The final product is an acceptable substitute for topsoil. Placing, maintaining, and repairing tub grinded product shall comply with Section 620.

(05/02/11)PARKS-Special Provision

201-4.01 METHOD OF MEASUREMENT.

Add the following: Removal of branches for vertical clearance in accordance with Subsection 201-3.02 will not be measured directly for payment but will be considered subsidiary to work in this Section.  (01/01/01)PARKS-Special Provision

Add the following:  The work required to cut, de-limb and stack timber for public and Department removal and to preserve and restore land monuments and property corners will be subsidiary to Item 201(3A) Clearing & Grubbing.  (04/21/11)PARKS-Special Provision

Add the following: If the screening and/or grinding clearing and grubbing material, to be used as topsoil, option is chosen by the Contractor, all work required to complete this operation will be measured and paid for as topsoil under Section 620.  (05/06/11)PARKS-Special Provision

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

202-1.01  DESCRIPTION.  Replace the first sentence with the following:  This work shall consist of, but not be limited to, abandonment of a ground water well, the removal of signs and sign bases, wooden barrier posts, concrete slabs, rails, posts, signs, parking bumpers, entrance signs structures, gates, viewing deck, toilets (2), picnic tables, fire rings, wooden benches, bumper logs, bulletin boards, firewood shed, fee station, approximately 315 square yards of asphalt, and any other obstructions which are not designated or permitted to remain, except for the obstructions to be removed and disposed of under other items in the contract.  (12/13/10)PARKS-Special Provision

Add the following:

Materials which are designated to be salvaged and remain the property of the Division of Parks and Outdoor Recreation are the metal signs and perforated tubing, entrance gates, posts, picnic tables, bulletin boards, and round fire pits.  By arrangement with the Engineer, deliver salvaged materials to the Potter Section House maintenance building at mile 115 across the Seward Highway from the Potter Section House.    (12/13/10)PARKS-Special Provision

202-3.01	GENERAL.  Replace paragraphs three, four, and five with the following:  Remove and satisfactorily dispose of materials not designated to be salvaged and materials determined by the Engineer to be unusable to the Department.  (01/01/01)PARKS-Special Provision

Add the following Subsection:

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS, AND CURBS.  Add the following:

Removed asphalt and concrete slabs is the property of the Contractor.  Handle and transport materials according to the Alaska Department of Environmental Conservation (DEC) regulations.  Store materials at a Contractor DEC approved site.

Removed asphalt and concrete slabs may be used for embankment construction if it is not exposed at the completed embankment surface.  Maximum allowable dimension of broken materials is 6 inches.  The use of asphalt and concrete slabs in the embankment requires written approval and direction for use from the Engineer.

Dispose of removed asphalt and concrete slabs not wanted by the Contractor and not used in the project, according to Subsection 3.09.

202-3.06 	REMOVAL OF TOILET.  Work shall consist of pumping out toilet vault or pit and removing the building structure, toilet vault, concrete pad, and all debris associated with the toilet.  The hole vacated by the vault or pit shall be treated with 100 pounds of lime and backfilled with compacted Selected Material, Type A. The top 6 inches of backfill shall be similar to surrounding materials.

202-3.07  GROUND WATER WELL ABANDONMENT.  Remove and dispose of the existing hand pump assembly, pump cylinder, and other associated appurtenances.

The existing well shall be permanently abandoned in accordance with regulatory standards established by the Alaska Department of Environmental Conservation and in accordance with 18 AAC 80.015.

Cut well casing off 4 feet below ground surface.  Fill well casing from the bottom to within 10 feet of the top of the casing with concrete, bentonite, neat cement, grout or clay.  Fill top 10 feet of casing with concrete or bentonite to provide an effective seal against entrance of surface water.

(01/27/11)PARKS-Special Provision

Add the following Subsection:

202-3.09 DISPOSAL OF PAVEMENT, SIDEWALKS, AND CURBS.

Removed pavement materials not being used in the project, stored at a Contractor DEC approved site, provided to the local Maintenance and Operations Yard, or disposed of at a previously approved DEC disposal site require a DEC Solid Waste Disposal Permit.

Disposal sites shall be outside the project limits unless directed otherwise, in writing, by the Engineer.  Obtain written consent from the property owner.  Dispose of solid waste materials, pavement, sidewalk, and curb (including handling, transporting, storing and disposing) according to the Alaska Department of Environmental Conservation (DEC) Regulations.

A DEC Permitting Officer in Anchorage may be contacted at (907) 269-7590.

(01/06/10)CR2021-Special Provision

202-4.01  METHOD OF MEASUREMENT. Add the following:  Pumping the toilet vault, backfill and lime for removal of toilet will be considered subsidiary to the toilet removal.  (08/30/94)PARKS-Special Provision

Excavation, backfill and well casing fill will be considered subsidiary to ground water well abandonment.  Work shall include excavation, cutting and disposing of the existing well casing, all casing fill, and backfilling, as applicable.  Removing and disposing of concrete pad, hand pump, and other associated well components will not be measured separately for payment but will be considered subsidiary to Well Abandonment. (01/27/11)PARKS-Special Provision

202-5.01  BASIS OF PAYMENT.  Add the following:

Acquiring a solid waste disposal permit from DEC is subsidiary to 202 Pay Items.  Item 202(23).  At the contract unit price for each well capped according to DEC regulations. (01/27/10)CR2021-Special Provision

Payment will be made under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 202(23) Ground Water Well Abandonment | - Each |

(10/24/02)R112-Special Provision

### SECTION 203

### EXCAVATION AND EMBANKMENT

Add the following Subsection:

203-3.01  GENERAL.  Replace the first sentence of the tenth paragraph with the following:  Borrow material shall not be used until after all usable excavation has been placed in the fill.  Placing and compacting selected material acquired from usable excavation is included in the scope of work of the excavation item.  (09/02/96)PARKS-Special Provision

It is assumed that unclassified excavation will meet the requirements for Selected Material, Type C and Selected Material, Type C will not be required to be imported onto the site. (04/15/11)PARKS-Special Provision

203-3.03 EMBANKMENT CONSTRUCTION. Add the following:

Cut and fill slopes shall be constructed to template.  At the direction of the Engineer, the Contractor may be required to finish all slopes by a method of hand raking.  This work shall be at no additional cost to the State.  The finished slope surface parallel to the shoulder line shall not vary more than 0.10 foot when tested using a 10-foot straightedge.  The finished slope surface perpendicular to the shoulder line shall not vary more than 0.10 foot for the following slope ratios and corresponding straightedge lengths: 2:1 slope and two-foot length;  3:1 slope and three-foot length;  4:1 slope and four-foot length;  5:1 slope and five-foot length; and 6:1 slope and six-foot length.  (01/01/01)PARKS-Special Provision

Add the following:

If the Engineer rejects compaction of a lift, the Contractor may recompact the lift to substantial compaction as determined by the Engineer or have compaction testing performed by a WAQTC certified, Engineer-approved laboratory.  If the tests show the compaction is not adequate, the Contractor will pay the total cost of the testing and recompact the lift as required.  If the compaction is adequate, the Department will pay the Contractor for the total invoice cost of the compaction testing by Change Order and the Contractor may proceed with the next lift.  Work stoppage for compaction testing will not be grounds for extra compensation or claims by the Contractor.  All testing is the responsibility of the Contractor and except as noted above, payment will not be made for the required testing but will be considered subsidiary to the item furnished.  (05/15/95)PARKS-Special Provision

Add the following Subsections:

203-3.06	MOUND CONSTRUCTION.    Mound size and shape will be field located by Engineer.  Mound slopes shall be smooth and shapes irregular, with no slopes steeper than 2:1.  (01/10/97)PARKS-Special Provision

203-4.01  METHOD OF MEASUREMENT.  Add the following:  Mound construction will not be measured directly for payment but will be considered subsidiary to other Section 203 items.  (01/31/94)PARKS-Special Provision

203-5.01	BASIS OF PAYMENT.  Add the following:  The contract unit price for borrow is for furnishing the material if suitable selected material is not available in the unclassified excavation.  The cost for placing and compacting the imported material is included in the contract unit price.  The cost for placing and compacting selected material acquired from unclassified excavation shall be included in the contract unit price for the excavation items.  Material paid for as excavation will not be paid for again as selected material.  (01/01/01)PARKS-Special Provision

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

204-3.01 CONSTRUCTION REQUIREMENTS.  In the first sentence of paragraph four, delete: “bedding and” (01/27/07)E37-Standard Modification

Add the following after the third paragraph:  Excavation, bedding, backfill, and compaction for culverts outside the roadbed may be visually inspected and approved by the Engineer.  (02/06/08)R204-Special Provision

204-5.01	BASIS OF PAYMENT.  Replace the third and fourth paragraphs with the following:  When Item 204(1), Structure Excavation, does not appear in the Bid Schedule, structure excavation required to complete other items of work will not be paid for directly but will be considered as subsidiary to those items.  Excavation of unsuitable material for culverts and pipe required from below a plane 12 inches below the invert elevation of conduits, or from beyond the excavations limits shown on the plans and standard drawings for structures will be considered extra work.

Any backfill material or bedding material required for conduits whose source is other than excavation will be paid for at the contract unit price for the material being used, or as extra work if no unit price has been established.  Any backfill material or bedding material required for structures other than conduits will be considered as subsidiary to those items.

(11/21/08)PARKS-Special Provision

SECTION 301

AGGREGATE BASE COURSE

301-2.01 MATERIALS.  Add the following:  If no gradation type is specified in the bid schedule the base course material gradation shall conform to the requirements for Grading D-1.  (11/15/08)PARKS-Special Provision

301-3.01	PLACING.  Add the following:  Base course material used for the sidewalk and pathway foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface. (09/01/89)R26-Special Provision

Replace 401 with the following:

SECTION 401

HOT MIX ASPHALT

401-1.01 DESCRIPTION. Construct a 2-Inch thick layer of plant-mixed, hot mix asphalt pavement on the areas as shown on the plans.

###### MATERIALS

401-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN. Use an Alaska DOT&PF Type II, Class B approved mix design.  Mix must have been accepted within the calendar year of construction.

CONSTRUCTION REQUIREMENTS

401-3.01 WEATHER LIMITATIONS.  Do not place the hot mix asphalt on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mix.  Do not place hot mix asphalt unless the roadway surface temperature is 40 °F or warmer.

401-3.02 EQUIPMENT, GENERAL.  Use equipment in good working order and free of hot mix asphalt buildup.  Make equipment available for inspection and demonstration of operation a minimum of 24 hours before placement of hot mix asphalt.

401-3.03 HAULING EQUIPMENT. Haul hot mix asphalt in trucks with tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, lime water solution, or an approved manufactured asphalt release agent.  Do not use petroleum fuel as an asphalt release agent.

Cover the hot mix asphalt in the hauling vehicle, when directed.

Existing surface must be approved by the Engineer before applying tack coat.  Clean existing pave surfaces of loose material.

Before placing the hot asphalt mix, uniformly coat contact surfaces of curbing, gutters, sawcut pavement, cold joints, manholes, and other structures with tack coat material meeting Section 402.

Allow prime coat to cure and emulsion tack coat to break before placement of hot mix asphalt on these surfaces.

401-3.04 PLACING AND SPREADING.  Place the hot mix asphalt upon the approved surface, spread, strike off, and adjust surface irregularities.  Use asphalt pavers to distribute hot mix asphalt, including leveling courses.  The maximum compacted lift thickness allowed is 3 inches.

401-3.05 COMPACTION. Thoroughly and uniformly compact the hot mix asphalt by rolling.  In areas not accessible to large rollers, compact with mechanical tampers or trench rollers.

The target value for density is 96% of the maximum specific gravity (MSG), as determined by WAQTC FOP for AASHTO T 209.

Do not leave rollers or other equipment standing on hot mix asphalt that has not cooled sufficiently to prevent indentation.

401-4.01 METHOD OF MEASUREMENT. Section 109 and the following:

Hot Mix Asphalt.

a)	By weighing.  No deduction will be made for the weight of asphalt cement or anti stripping additive.

401-5.01 BASIS OF PAYMENT.

Asphalt cement, anti-strip additives for Item 401(3) Temporary Hot Mix Asphalt, or for hot mix asphalt for leveling course is subsidiary to item 401(3).

Payment will be made under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 401(1B) Asphalt Concrete Pavement, Type II; Class B | - Ton |

(04/10/09)PARKS-Special Provision

### SECTION 501

STRUCTURAL CONCRETE

Add the following Subsection:

501-1.02  CLASSIFICATION.   Add the following: Concrete for sign foundations, park facilities, RV wastewater disposal systems, and water wells shall conform to the following:

1.	5-Sack Concrete.  Use for sign bases, footings, ballast and anchors.  Commercially produced concrete from a central mixing plant or mixed on site from factory packaged concrete mixture with minimum cement content of 5.0 sacks per cubic yard concrete.  Field testing will be required at the discretion of the Engineer, if the Engineer feels the concrete is not being mixed or placed properly.  Acceptance will be based on certification by manufacturer that concrete mix meets mix design requirements.

2.	6-Sack Concrete.  Use for slabs, pads, and parking bumpers.  Commercially produced concrete from a central mixing plant with minimum cement content of 6.0 sacks per cubic yard concrete, plant mix design air entrainment of 4-7 percent, and a slump range of 2 inches-4 inches.  Field testing except slump will be required at the discretion of the Engineer, if the Engineer feels the concrete is not being mixed or placed properly.  Acceptance will be based on Engineer verification of slump and certification by manufacturer that concrete mix and air entrainment meet mix design requirements.

Subsections 501-3.01 and 501-3.02 do not pertain to 5-Sack Concrete and 6-Sack Concrete.  The supplier’s plant mix design will be used for the specified cement content and air entrainment for concrete commercially produced at a central mixing plant.  Cement content is based on a 94 pound sack.  Submit batch and delivery tickets to document cement content and air entrainment.

(01/01/01)PARKS-Special Provision

501-2.01	MATERIALS.  Add the following:  No testing will be required for the components of 5-Sack Concrete and 6-Sack Concrete although testing will be at the discretion of the Engineer if the Engineer feels that unacceptable materials have been used.  Acceptance of materials for 5-Sack Concrete and 6-Sack Concrete commercially produced at a central mixing plant will be based on certification by the central mixing plant that all materials meet the requirements of Subsection 501-2.01.  Acceptance of materials for 5-Sack Concrete mixed on site from factory packaged concrete mixture will be based on the Engineer's verification that a factory packaged concrete mixture was used.  (01/27/97)PARKS-Special Provision

501-4.01	METHOD OF MEASUREMENT.  Replace with the following: Concrete will not be measured for payment but will be considered subsidiary to other items of work.

(02/10/11)PARKS-Special Provision

SECTION 603

CULVERTS AND STORMDRAINS

603-1.01 DESCRIPTION. Add the following: This work shall also consist of installing culvert marker posts and sewer rock.

603-2.01 MATERIALS.  Add the following: Culvert marker posts shall meet the requirements of Subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts. The color shall be blue with no other markings. The 2-1/2 inch by 6 foot post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9 inches. Sewer rock shall meet the requirements of Subsections 703-2.14 Sewer Rock.

Add the following Subsection:

603-3.06 CULVERT MARKER POSTS.  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  Forty-two inches of post shall remain above the ground after driving.

603-4.01 METHOD OF MEASUREMENT. Add the following: Culvert marker posts will not be measured for payment.

603-5.01 BASIS OF PAYMENT.  Add the following: Culvert marker posts and sewer rock will not be paid for directly, but will be subsidiary to pipe items.  (08/27/03)R42-Special Provision

Add the following:

Payment will be under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 603(17-18) 18 Inch Pipe | - Linear Foot |
| - 603(20-18) End Section for 18 Inch Pipe | - Each |

(01/01/01)	PARKS-Special Provision

SECTION 615

### STANDARD SIGNS

615-1.01 	DESCRIPTION.  Add the following:  Sign type designations shall conform to the Alaska Traffic Manual.

Custom signs are standard signs that require additional definition of layout, including characters, symbols, borders, size, and color.  The drawings included in this Section gives the general layout for the signs.  Although the drawings represent the sign panel and border corners as square, the corners are rounded in accordance with the Alaska Traffic Manual.  Custom signs that are to be included on this project are as follow:

| DESIGNATION | COLOR | DESCRIPTION |
| --- | --- | --- |
| CS-1 | White on Brown | Highway Directional Guide Sign |
| CS-2 | White on Brown | Highway Directional Guide Sign |
| CS-3 | White on Brown | Informational Sign – Volunteer Park Host |
| CS-4 | White on Brown | Informational Sign - Camp Spot number |

CS-1 and CS-2 are general guide signs for recreational areas in accordance with Section 2H. of MUTCD.  The design characteristics of this sign shall conform to MUTCD Chapter 2A.

CS-3 is an information sign with design characteristics conforming to MUTCD Chapter 2D. Guide Signs – Conventional Roads except signs shall have white letters on brown background and lettering style shall be Clarendon Bold.

CS-4 is an informational sign. The sign shall be white letters on brown background, lettering style shall be Clarendon Bold, and edges shall be rounded.

615-2.01 MATERIALS.

Add the following under 2. Sign Fabrication:  Custom signs shall be fabricated to the dimensions shown.  The signs listed below shall have high intensity reflective sheeting with color as specified.  White sheeting for symbols, letters, and borders shall match the 3M Scotchlite High Intensity Reflective Sheeting #3870 or #6870.  Brown sheeting for background shall match 3M Scotchlite Reflective Sheeting #3879 or #6879.

Layout of custom signs are shown in the Plans.  Layout details of custom signs shall conform to the Alaska Sign Design Specifications.

(01/01/01)PARKS -Special Provision

Replace the second paragraph of 3. Sign Posts and Bases with the following: Unless otherwise stated in the Plans, sign installations shall have perforated steel tube posts with sleeve type concrete foundations. Concrete for steel-reinforced slip base and breakaway foundations shall conform to Section 501, 6-Sack Concrete.  Concrete for other sign foundations shall be 5-Sack Concrete.  (11/15/08)PARKS -Special Provision

615-3.01 CONSTRUCTION REQUIREMENTS.  Replace item 7 with the following:

Deliver sign panels, posts and hardware to the State Maintenance Yard located across the Seward Highway from Potter Section House. (12/13/10)PARKS-Special Provision

615-3.02 SIGN PLACEMENT AND INSTALLATION.  Replace the first paragraph with the following: Sign locations are approximate and will be field located by the Engineer.  Do not remove existing signs without authorization from the Engineer.

Add the following: Signs to be mounted on entrance gates shall be installed with a blank 0.125 inch aluminum sheet backing panel between the sign and gate.  Locate sign on gate as directed by Engineer.  Bolt sign panel and backing in each corner to gate with 3/8 inch bolt and locking nut.  Bolt sign panel to backing on corners that do not fall on a gate member. (11/06/02)PARKS-Special Provision

615-5.01 BASIS OF PAYMENT.  Replace the first sentence with the following:  Sign posts, bases, mounting hardware, and concrete used for sign bases are subsidiary.

Add the following:  No separate payment for keeping existing signs in service until they are no longer needed or temporary relocation of existing signs will be made.  This work is subsidiary to Item 202(1) Removal of Structures & Obstructions. No separate payment for removal of existing sign post foundations or work required to abandon them in place will be made, but shall be subsidiary to Item 202(1) Removal of Structures & Obstructions. No separate payment for salvaging activities detailed in Subsection 615-3.01 will be made.  This work will be subsidiary to Item 202(1) Removal of Structures & Obstructions.

(11/06/02)PARKS-Special Provision

Replace this entire Section with the following:

SECTION 618

SEEDING

618-1.01 DESCRIPTION. This work consists of establishing a perennial stand of grass or other specified living vegetative cover in the areas indicated on the Plans and to acceptably maintain the cover for the term of the Contract.

Topsoil and seed all new or disturbed slopes and any other areas directed by the Engineer. Track soil and apply seed, mulch, fertilizer and water. Provide a living ground cover on all slopes as soon as possible.

618-2.01 MATERIALS. Use materials that conform to the Special Provisions and the following:

Seed					Section 724

Fertilizer				Section 725

Mulch						Subsection 727-2.01

Water						Subsection 712-2.01

CONSTRUCTION REQUIREMENTS

618-3.01 SOIL PREPARATION. Clear all areas to be seeded of stones 4 inches in diameter and larger and of all weeds, plant growth, sticks, stumps, and other debris or irregularities that might interfere with the seeding operation, growth of grass, or subsequent maintenance of the grass-covered areas.

Make areas to be seeded reasonably free of ruts, holes, and humps.

Apply seed as detailed in Subsection 618-3.03 immediately after the shaping of the slopes.  Cover all slopes to be seeded with topsoil in accordance with Section 620. Complete slope preparation as soon as topsoil is placed on the slopes.

(01/01/01)PARKS-Special Provision

Roughen the surface to be seeded by grooving the soil in a uniform pattern that is perpendicular to the fall of the slope.  Use one or more of the following grooving methods with associated equipment before the application of seed:

1.	Manual raking with landscaping rakes;

2.	Mechanical track walking with track equipment; or

3.	Mechanical raking with a scarifying slope board.  Form one inch wide grooves spaced no more than six inches apart.

Rounding the top and bottom of slopes to facilitate tracking or raking and to create a pleasant appearance is acceptable, but disrupting drainage flow lines is not.

(01/27/07)E42-Standard Modification

Flat surfaces shall also be topsoiled and roughened by using one of the methods described above.

(01/01/01)PARKS-Special Provision

618-3.02 SEEDING SEASONS. Seed disturbed areas that require seeding within 14 days of the permanent cessation of ground disturbing activities in that area. (01/27/07)E42-Standard Modification

Seed and fertilize during the local growing season. Do not seed during windy conditions or when climatic conditions or ground conditions would hinder placement or proper growth. The seeding season is from May 15 to September 1.

Written approval from the Engineer is required to seed at a different date.

618-3.03 APPLICATION. Apply seed, mulch and fertilizer as follows per 1000 ft2. Apply seed and mulch in one application using the hydraulic method. Apply all fertilizer with the hydraulic method.

| Item | Ingredients | Application Rate (per 1000 S.F.) |
| --- | --- | --- |
| Seed Mix | Bering Hairgrass (Norcoast) Red Fescue (Arctared) Annual Ryegrass (Lolium) | 0.60 lbs 0.35 lbs 0.05 lbs Total = 1.00 lbs |
| Mulch |  | 35.0 lbs |
| Fertilizer | 20-20-10 | 12.0 lbs |

Do not remove the required tags from the seed bags.

Use the following method unless otherwise specified:

Hydraulic Method.

a.	Furnish and place a slurry made of seed, fertilizer, water, and other components as required by the Special Provisions.

b.	Use hydraulic seeding equipment that will maintain a continuous agitation and apply a homogeneous mixture through a spray nozzle. The pump must produce enough pressure to maintain a continuous, non-fluctuating spray that will reach the extremities of the seeding area with the pump unit located on the roadbed. Provide enough hose to reach areas not practical to seed from the nozzle unit situated on the roadbed.

c.	If mulch material is required, it may be added to the water slurry in the hydraulic seeder after adding the proportionate amounts of seed and fertilizer. Add seed to the slurry mixture no more than 30 minutes before application.

d.	Mix the slurry and apply it evenly.

618-3.04 Plant Establishment AND MAINTENANCE. Protect seed areas against traffic and erosion.  Promptly repair surfaces that are gullied or otherwise damaged following seeding by re-grading, reseeding, and re-mulching as needed.

Water and maintain seeded areas until acceptance of the work.  Use equipment that can water all seeded areas without damaging the seed bed.

Reseed any areas not showing evidence of satisfactory growth within 3 weeks of seeding.  Erosion gullies over 4 inches deep must be filled and reseeded.  Fill the entire erosion gully to surrounding grade, including the portions less than 4 inches deep.

A reapplication of fertilizer shall be applied with water between May 1 and June 30 of the year following seeding.  Re-fertilization shall be applied at a rate of one-half the initial application.

(01/01/01)PARKS-Special Provision

618-3.05 ACCEPTANCE.  During final inspection the Engineer will perform a visual inspection of seeding to determine final stabilization.  During the visual inspection each station and each side of the road will be considered a separate area.  The Engineer will accept seeding that has become a vegetative matt with 70% cover density in the inspection area.

Reseed areas that are not acceptable to the Engineer.

618-3.06 PERIOD OF ESTABLISHMENT.  Establishment periods extend for one complete growing season following acceptable seeding.  Employ possible means to preserve the new vegetative matt in a healthy and vigorous condition to ensure successful establishment.  Reseed areas that do not meet the specifications.  Watering and reseeding after the final inspection are subsidiary.

The Engineer may, but is not required to, determine the Project is complete except for the period of establishment, and issue a letter of final acceptance.  After final acceptance, work or materials due under this subsection during any remaining period of establishment are considered warranty obligations that continue to be due following final acceptance in accordance with subsection 105-1.16.

(01/27/07)E42-Standard Modification

618-4.01 METHOD OF MEASUREMENT.

Seeding by the acre. By the area of ground surface acceptably seeded and maintained. Seed, mulch, water, and fertilizer are subsidiary.

Seeding by the pound. Weight of seed acceptably placed and maintained.  Water, mulch, and fertilizer are subsidiary.

The amounts of fertilizer, seed, mulch and water for application used in this work, including any required reseeding and re-fertilization are subsidiary to other 618 items.  The work described under subsection 618-3.01 Soil Preparation is subsidiary to seeding.

Water used in maintenance of seeded areas will not be measured directly for payment but will be considered subsidiary to the seeding item.

618-5.01 BASIS OF PAYMENT.   At the contract unit price per unit of measurement for the pay items listed below that appear on the bid schedule.

Payment will be made under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 618(2) Seeding | - Pound |

The Contractor may receive final payment prior to the second application of fertilizer by submitting an approved written guarantee that the second application of fertilizer will be accomplished per specifications.  A Performance Guarantee form is available from the Engineer.

(01/01/01)PARKS-Special Provision

SECTION 620

### TOPSOIL

620-2.01 MATERIALS.  Replace this Subsection with the following:

Provide topsoil of the class that conforms to the following:

Topsoil		Section 726 or as approved by the Engineer

(11/06/02)PARKS-Special Provision

SECTION 621

PLANTING TREES AND SHRUBS

    - DESCRIPTION.  Add the following:  Plant locations will be staked by the Department.  This work shall also include furnishing and installing wood chip mulch, geotextile mulch and edging as detailed on the plans.  (01/01/05)PARKS-Special Provision

621-2.01	PLANT STOCK. Add the following:

| Tree Species | Root Condition | Minimum Size | Comments |
| --- | --- | --- | --- |
| Sitka Spruce (Picea Sitchensis) | Ball & Burlap | 4’ High | Field Collected or Field Grown |

Field collected plants are local plants harvested in Alaska.  Field grown plants are plants field grown in Alaska nurseries.  Nursery grown plants are plants grown in any nursery.

(05/01/95)PARKS-Special Provision

The Department will locate an approved area for field collection of plant stock Picea sitchensis Sitka Spruce.  The Department field collection area will be within the Bird Creek Area or within the project area of Bird Creek Campground. The contractor may provide alternative collection areas within Alaska from Seward and Homer to Bird Creek. If an alternate possible stock area is found by the Contractor, the area shall be inspected and approved by the Department prior to collecting stock. Follow the field collection item 2. American Nursery & Landscape Association (ANLA) Handbook collection procedures for collected plant stock.  (04/21/11)PARKS-Special Provision

621-2.02	FERTILIZER.  Replace with the following:  Fertilize all trees with slow release tablet, stake, or packet form fertilizers having a minimum two year release period, as approved by the Engineer.  Place tablet, stake, or packet form fertilizer near the root zone at the time of planting in accordance with manufacturer's recommendations.

621-2.05	BACKFILL MIX.    Replace this Subsection with the following:  Backfill Mix shall be Class A Topsoil conforming to Section 726.  Prepare backfill mix for planting by mixing in a water retention additive at the manufacturer's recommended application rate.

(05/01/95)PARKS-Special Provision

Add the following Subsections:

621-2.08	WOOD CHIP MULCH.  Wood chip mulch shall consist of spruce, Douglas fir, pine, or hemlock wood or bark and shall not contain resin, tannin, or other compounds in quantities that are detrimental to plant life.  Approximately 95 percent of the chips by volume shall be .2 inches to 1.6 inches in length.

621-3.03	PLANTING.  Replace item 1 with the following:

1.	Plant Season.

a.	Locally Grown: Plant between May 1 and September 15.

Delete the second, third, and fourth sentences of paragraph 3b.

Replace paragraph b. of item 5., Placing Plants, with the following:

b.	Handle balled and burlapped plants, and plants in wire baskets or containers by the earth ball, container, or basket and not be the plant itself.  Clip wire baskets completely off the root ball.  Strip and trim burlap from the top half of the root ball after the plant has been placed in the hole.  Remove discarded wire baskets, burlap and containers from the site.  The Engineer may reject plants whose rootballs break or collapse during planting.

Add the following to item 5., Placing Plants:

d.	Plant trees as shown on the plans.

(05/01/95)PARKS-Special Provision

621-3.04  PERIOD OF ESTABLISHMENT. Add the following paragraph: The Engineer may, but is not required to, determine the Project is complete except for the period of establishment, and issue a letter of final acceptance.  After final acceptance, work or materials due under this subsection during any remaining period of establishment are considered warranty obligations that continue to be due following final acceptance according to subsection 105-1.16.  (01/27/07)E43-Standard Modification

621-3.06	PLANT REPLACEMENTS.  Replace the first sentence with the following:  Prior to completion of the Period of Establishment, all trees not alive and healthy during the plant season, shall be immediately replaced by the Contractor with plants of the same species, size and quality at no expense to the Department.

621-4.01	METHOD OF MEASUREMENT.  Replace this Subsection with the following:  The quantity to be paid for shall be the actual number of trees furnished, planted and maintained through Period of Establishment, and as accepted by the Engineer.

Wood chip mulch will not be measured for payment.

621-5.01	BASIS OF PAYMENT.  Replace the last sentence with the following:  Water for maintenance will be subsidiary to 621 items. (04/27/11)PARKS-Special Provision

Add the following: Furnishing and installing wood chip mulch, edging, water retention additive, tree wrap, staking and guying will not be not be paid for separately, but will be subsidiary to Items 621(1) Sitka Spruce Tree.  (01/25/11)PARKS-Special Provision

- Replace Section 641 with the following:

- SECTION 641

EROSION, SEDIMENT, AND POLLUTION CONTROL

641-1.01 DESCRIPTION.

Provide project administration and Work relating to control of erosion, sedimentation, and discharge of pollutants, according to this section and applicable local, state, and federal requirements, including the Construction General Permit.

641-1.02 DEFINITIONS.

These definitions apply only to Section 641.

Active Treatment System Operator. The Contractor’s qualified representative who is responsible for maintaining and operating an active treatment system (as defined in the CGP) for storm water runoff.

Alaska Certified Erosion and Sediment Control Lead (AK-CESCL). A person who has completed training, testing, and other requirements of, and is currently certified as, an AK-CESCL from an AK-CESCL Training Program (a program developed under a Memorandum of Understanding between the Department and others). The Department recognizes AK-CESCLs as “qualified personnel” required by the CGP. An AK-CESCL must be recertified every three years.

Alaska Department of Environmental Conservation (ADEC). The state agency authorized by EPA to administer the Clean Water Act’s National Pollutant Discharge Elimination System.

Alaska Pollutant Discharge Elimination System (APDES). A system administered by ADEC that issues and tracks permits for storm water discharges.

Best Management Practices (BMPs). Temporary or permanent structural and non-structural devices, schedules of activities, prohibition of practices, maintenance procedures, and other management practices to prevent or minimize the discharge of pollutants to waters of the United States. BMPs also include, but are not limited to, treatment requirements, operating procedures, and practices to control plant site runoff, spillage or leaks, sludge or waste disposal, or drainage from material storage.

Clean Water Act (CWA). Federal Water Pollution Control Amendments of 1972, as amended (33 U.S.C. 1251 et seq.).

Consent Decree. The decree entered by the United States District Court for the District of Alaska on September 21, 2010, regarding compliance with the CWA and implementation of the CGP, to which the United States and the Department are parties.

Construction Activity. Physical activity by the Contractor, Subcontractor, or utility company; that may result in erosion, sedimentation, or a discharge of pollutants into storm water. Construction Activity includes soil disturbing activities (e.g. clearing, grubbing, grading, excavating); and establishment of construction materials or equipment storage or maintenance areas (e.g. material piles, borrow area, concrete truck chute washdown, fueling); and industrial activities that may discharge storm water and are directly related to the construction process (e.g. concrete or asphalt batch plants).

Construction General Permit (CGP). The permit authorizing storm water discharges from Construction Activities, issued and enforced by ADEC. It authorizes stormwater discharges provided permit conditions and water quality standards are met.

Corp of Engineers Permit (COE Permit). A U.S. Army Corp of Engineers Permit for construction in waters of the US. Such permit may be issued under Section 10 of the Rivers and Harbors Act of 1899, or Section 404 of the Clean Water Act.

Electronic Notice of Intent (eNOI). The electronic Notice of Intent submitted to ADEC, to obtain coverage under the CGP.

Electronic Notice of Termination (eNOT). The electronic Notice of Termination submitted to ADEC, to end coverage under the CGP.

Environmental Protection Agency (EPA). A federal agency charged to protect human health and the environment.

Erosion and Sediment Control Plan (ESCP). The Department’s project specific document that illustrates measures to control erosion and sediment on the project. The ESCP provides bidders with the basis for cost estimating and guidance for developing an acceptable Storm Water Pollutant Prevention Plan (SWPPP).

Final Stabilization. Is defined in this section as it is defined in the CGP.

Hazardous Material Control Plan (HMCP). The Contractor's detailed project specific plan for prevention of pollution from storage, use, transfer, containment, cleanup, and disposal of hazardous material (including, but are not limited to, petroleum products related to construction activities and equipment).  The HMCP is included as an appendix to the SWPPP.

Inspection. An inspection required by the CGP or the SWPPP, usually performed together by the Contractor’s SWPPP Manager and Department’s Stormwater Inspector.

Municipal Separate Storm Sewer System (MS4) Permit. An ADEC storm water discharge permit issued to certain local governments and other public bodies, for operation of storm water conveyances and drainage systems. See CGP for further definition.

Multi-Sector General Permit (MSGP). The Alaska Pollutant Discharge Elimination System General Permit for storm water discharges associated with industrial activity.

Operator(s). The party or co-parties associated with a regulated activity that has responsibility to obtain permit coverage under the CGP.  ”Operator” for the purpose of the CGP and in the context of storm water associated with construction activity, means any party associated with a construction project that meets either of the following two criteria:

1.	The party has operational control over construction plans and specifications, including the ability to make modifications to those plans and specifications; or

2.	The party has day to day operational control of those activities at a project which are necessary to ensure compliance with a SWPPP for the site or other permit conditions (e.g. they are authorized to direct workers at a site to carry out activities required by the SWPPP or comply with other permit conditions).

Pollutant. Any substance or item meeting the definition of pollutant contained in 40 CFR § 122.2. A partial listing from this definition includes: dredged spoil, solid waste, sewage, garbage, sewage sludge, chemical wastes, biological materials, wrecked or discarded equipment, rock, sand, cellar dirt and industrial or municipal waste.

Project Zone. The physical area provided by the Department for Construction. The Project Zone includes the area of highway or facility under construction, project staging and equipment areas, and material and disposal sites; when those areas, routes and sites, are provided by the Department by the Contract and are directly related to the Contract.

Material sites, material processing sites, disposal sites, haul routes, staging and equipment storage areas; that are furnished by the Contractor or a commercial operator, are not included in the Project Zone.

Records. Any record, report, information, document, or photograph required to be created or maintained pursuant to the requirements of the Consent Decree, the CGP, the CGP storm water requirements of the Clean Water Act; and applicable local, state, and federal laws and regulations regarding document preservation.

Spill Prevention, Control, and Countermeasure Plan (SPCC Plan). The Contractor’s detailed plan for petroleum spill prevention and control measures that meet the requirements of 40 CFR 112.

Spill Response Field Representative. The Contractor’s representative with authority and responsibility for managing, implementing, and executing the HMCP and SPCC Plan.

Storm Event. A rainfall event that produces more than 0.5 inch of precipitation in 24 hours and that is separated from the previous storm event by at least 3 days of dry weather.

Storm Water Pollution Prevention Plan (SWPPP). The Contractor’s detailed project specific plan to minimize erosion and contain sediment within the Project Zone, and to prevent discharge of pollutants that exceed applicable water quality standards. The SWPPP includes, but is not limited to, amendments, records of activities, inspection schedules, and reports, qualifications of key personnel, and all other documentation, required by the CGP and this specification, and other applicable local, state, and federal laws and regulations.

Storm Water Pollution Prevention Plan Two (SWPPP2). The Contractor’s detailed project specific plan to comply with CGP or MSGP requirements, for Contractor construction-related activities outside the Project Zone.

Subcontractor Spill Response Coordinator. The subcontractor’s representative with authority and responsibility for coordinating the subcontractor’s activities in compliance with the HMCP and SPCC Plan.

Subcontractor SWPPP Coordinator. The subcontractor’s representative with authority to direct the subcontractor’s work, and who is responsible for coordination with the Superintendent and SWPPP Manager, and for the subcontractor’s compliance with the SWPPP.

Superintendent. The Contractor’s duly authorized representative in responsible charge of the work.  The Superintendent has responsibility and authority for the overall operation of the Project and for Contractor furnished sites and facilities directly related to the Project.

SWPPP Amendment. A revision or document that adds to, deletes from, or modifies the SWPPP.

SWPPP Manager. The Contractor’s qualified representative who conducts Inspections, updates SWPPP records, and has authority to suspend work and to implement corrective actions required for CGP compliance.

SWPPP Preparer. The Contractor’s qualified representative who is responsible for developing the initial SWPPP.

Utility Spill Response Coordinator. The Utility’s representative with authority and responsibility for coordinating the Utility’s activities in compliance with the HMCP and SPCC Plan.

Utility SWPPP Coordinator. The Utility’s representative with authority to direct the Utility’s work, and who is responsible for coordination with the Superintendent and SWPPP Manager, and for the Utility’s compliance with the SWPPP.

641-1.03 PLAN AND PERMIT SUBMITTALS.

For plans listed in Subsection 108-1.03.5 (SWPPP and HMCP) use the Contractor submission and Department review deadlines identified in Subsection 641-1.03.

Partial and incomplete submittals will not be accepted for review.  Any submittal that is re-submitted or revised after submission, but before the review is completed, will restart the submittal review timeline. No additional Contract time or additional compensation will be allowed due to delays caused by partial or incomplete submittals, or required re-submittals.

1.	Storm Water Pollution Prevention Plan. Submit an electronic copy and three hard copies of the SWPPP to the Engineer for approval. Deliver these documents to the Engineer at least 21 days before beginning Construction Activity. Organize and bind the SWPPP and related documents for submittal according to the requirements of Subsection 641-2.01.2.

The Department will review the SWPPP submittals within 14 days after they are received. Submittals will be returned to the Contractor, and marked as either “rejected” with reasons listed or as “approved” by the Department. When the submittal is rejected, the Contractor must revise and resubmit the SWPPP. The 14 day review period will restart when the contractor submits an electronic copy and three hard copies of the revised SWPPP to the Engineer for approval.

After the SWPPP is approved by the Department, the Contractor must sign and certify the approved SWPPP. See Item 4 for further SWPPP submittal requirements.

2.	Hazardous Material Control Plan.  Submit an electronic copy and three hard copies of the HMCP, as an appendix to the SWPPP, to the Engineer for approval. The HMCP submittal and review timeline, and signature requirements are the same as the SWPPP.

3.	Spill Prevention, Control, and Countermeasure Plan. When a SPCC Plan is required under Subsection 641-2.03, submit an electronic copy and three signed hard copies of the SPCC Plan to the Engineer. Deliver these documents to the Engineer at least 21 days before beginning Construction Activity. The Department reserves the right to review the SPCC Plan and require modifications.

4.	CGP Coverage. The Contractor is responsible for permitting of Contractor and subcontractor Construction Activities related to the Project. Do not use the SWPPP for Construction Activities outside the Project Zone where the Department is not an operator.  Use a SWPPP2 for Construction Activities outside the Project Zone.

After Department approval of the SWPPP and prior to beginning Construction Activity, submit an eNOI with the required fee to ADEC for coverage under the Construction General Permit (CGP). Submit a copy of the signed eNOI and ADEC’s written acknowledgement (by letter or other document), to the Engineer as soon as practicable and no later than three days after filing eNOI or receiving a written response.

Do not begin Construction Activity until the conditions listed in Subsection 641-3.01.1 are completed.

The Department will submit an eNOI to ADEC for Construction Activities inside the Project Zone. The Engineer will provide the Contractor with a copy of the Department’s eNOI and ADEC’s written acknowledgment (by letter or other document), for inclusion in the SWPPP.

Before Construction Activities occur, transmit to the Engineer an electronic copy of the approved and certified SWPPP, with signed Delegations of Signature Authorities, SWPPP Certifications, both permittee’s signed eNOIs and ADEC’s written acknowledgement.

5.	Ending CGP Coverage. Submit an eNOT to ADEC within 30 days after the Engineer has determined the conditions listed in Subsection 641-3.01.6 have been met. Submit a copy of the signed eNOT and ADEC’s acknowledgement letter to the Department within three days of filing the eNOT or receiving a written response.

6.  ADEC SWPPP Review. When CGP Part 2.1.3, requires ADEC SWPPP review:

a.	Transmit a copy of the Department-approved SWPPP to ADEC using delivery receipt confirmation;

b.	Transmit a copy of the delivery receipt confirmation to the Engineer within seven days of receiving the confirmation; and

c.	Retain a copy of delivery receipt confirmation in the SWPPP.

7.	Local Government SWPPP Review. When local government or the CGP Part 2.1.4, requires local government review:

a.	Transmit a copy of the Department-approved SWPPP and other information as required to local government, with the required fee.  Use delivery receipt confirmation;

b.	Transmit a copy of the delivery receipt confirmation to the Engineer within seven days of receiving the confirmation;

c.	Transmit a copy of any comments by the local government to the Engineer within seven days of receipt;

d.	Amend the SWPPP as necessary to address local government comments and transmit SWPPP Amendments to the Engineer within seven days of receipt of the comments;

e.	Include a copy of local government SWPPP review letter in the SWPPP; and

f.	File a notification with local government that the project is ending.

8.	Modifying Contractor’s eNOI. When required by The CGP Part 2.7, modify your eNOI to update or correct information. Reasons for modification include a change in start or end dates, small changes in number of acres to be disturbed, change in decision to use or not use treatment chemicals, or change in location of SWPPP Records.

The Contractor must submit an eNOT and then submit a new eNOI instead of an eNOI modification when: the operator has changed, the original eNOI indicates disturbed area less than five acres and the project will disturb more than five acres, or a project over five disturbed acres grows by more than 50%.

641-1.04 PERSONNEL QUALIFICATIONS.

Provide documentation in the SWPPP that the individuals serving in these positions meet the personnel qualifications.

The SWPPP Preparer must meet at least one of the following qualifications:

a.	Current certification as a Certified Professional in Erosion and Sediment Control (CPESC);

b.	Current certification as AK-CESCL, and at least two years experience in erosion and sediment control, as a SWPPP Manager or SWPPP writer, or equivalent. Provide documentation including project names, project timelines, and work responsibilities demonstrating the experience requirement; or

c.	Professional Engineer registered in the State of Alaska with current certification as AK-CESCL.

For Projects disturbing more than 20 acres, the SWPPP Preparer must also have completed a SWPPP Preparation course.

The Superintendent must meet the following qualifications:

a.	Current certification as AK-CESCL; and

b.	Duly authorized representative, as defined in the CGP, Appendix A, Part 1.12.3.

The SWPPP Manager must have current certification as AK-CESCL and must meet the CGP experience, training, and authority requirements identified for the Storm Water Lead and Storm Water Inspector positions as defined in the CGP, Appendix C, Qualified Person.

The Active Treatment System (ATS) operator must have current certification as AK-CESCL, and be knowledgeable in the principals and practices of treatment systems in general, and the operation of the project-specific ATS. The ATS operator must have at least three months field experience with ATS, or completion of an ATS manufacturer’s training course, or completion of system operator's certification course.

The Department accepts people having any of the following certificates as equivalent to AK-CESCL, if the certificates are current according to the sponsoring organization’s policies:

a.	CPESC, Certified Professional in Erosion and Sediment Control; or

b.	CISEC, Certified Inspector in Sediment and Erosion Control.

641-1.05 SIGNATURE/CERTIFICATION REQUIREMENTS AND DELEGATIONS.

1.	eNOI and eNOT. The eNOI and eNOT must be signed and certified by a responsible corporate officer according to CGP Appendix A, Part 1.12.2. Signature and certification authority for the eNOI and eNOT cannot be delegated.

2.	Delegation of Signature Authority for Other SWPPP Documents and Reports. Use Form 25D-108 to delegate signature authority and certification authority to the Superintendent position, according to CGP Appendix A, Part 1.12.3, for the SWPPP, Inspection Reports and other reports required by the CGP. The Superintendent position is responsible for signing and certifying the SWPPP, Inspection Reports, and other reports required by the CGP, except the eNOI and eNOT.

The Engineer will provide the Department’s delegation Form 25D-107, which the Contractor must include in the SWPPP.

3.	Subcontractor Certification. Subcontractors must certify that they have read and will abide by the CGP and the conditions of the project SWPPP.

4.	Signatures and Initials. Handwrite signatures or initials on CGP documents and SWPPP forms, wherever a signature or initial is required.

641-1.06 RESPONSIBILITY FOR STORM WATER PERMIT COVERAGE.

1.	The Department and the Contractor are jointly responsible for permitting and permit compliance within the Project Zone.

2.	The Contractor is responsible for permitting and permit compliance outside the Project Zone. The Contractor has sole responsibility for compliance with ADEC, COE and other applicable federal, state, and local requirements, and for securing all necessary clearances, rights, and permits. Subsection 107-1.02 describes the requirement to obtain permits, and to provide permit documents to the Engineer.

3.	An entity that owns or operates, a commercial plant (as defined in Subsection 108-1.01.3) or material source or disposal site outside the Project Zone, is responsible for permitting and permit compliance. The Contractor has sole responsibility to verify that the entity has appropriate permit coverage. Subsection 107-1.02 describes the requirement to obtain permits, and to provide permit documents to the Engineer.

4.	The Department is not responsible for permitting or permit compliance, and is not liable for fines resulting from noncompliance with permit conditions:

a.	For areas outside the Project Zone;

b.	For Construction Activity and Support Activities outside the Project Zone; and

c.	For commercial plants, commercial material sources, and commercial disposal sites.

641-1.07 UTILITY.

Relocation Coverage. A Utility company is not an Operator when utility relocation is performed concurrently with the Project, as outlined in Section 105-1.06.  The Department maintains operational control over the Utility’s plans and specifications for coordination with project construction elements, and the Contractor has day-to-day control over the various utility construction activities that occur in support of the Project.  A Utility company is considered a subcontractor for concurrent relocation.

After the Contractor has an active NOI for the Project, a Utility Company performing advance relocation work under a separate SWPPP no longer has Operator status and files the NOT for the Utility Company’s SWPPP covering only the completed utility work.  Remaining utility relocation work is included in and performed under the Project SWPPP.

641-2.01 STORM WATER POLLUTION PREVENTION PLAN (SWPPP) REQUIREMENTS.

1.	SWPPP Preparer and Pre-Construction Site Visit.

Use a SWPPP Preparer to develop the SWPPP and associated documents, according to the requirements of the CGP and COE permit. The SWPPP Preparer must put their name, qualifications (including the expiration date of any certifications), title and company name in the SWPPP.

The SWPPP Preparer must conduct a pre-construction inspection at the Project site before construction activity begins. If the SWPPP Preparer is not a Contractor employee, the SWPPP Preparer must visit the site accompanied by the Contractor. Give the Department at least seven days notice of the site visit, so that the Department may participate.

During the pre-construction inspection, the SWPPP Preparer must identify, or if a draft of the SWPPP has already been prepared verify that the SWPPP fully addresses and describes:

- Opportunities to phase construction activities;

- Appropriate BMPs and their sequencing; and

- Sediment controls that must be installed prior to beginning Construction Activities.

Document the SWPPP Preparer’s pre-construction inspection in the SWPPP on Form 25D-106, SWPPP Pre-Construction Site Visit, including the names of attendees and the date.

2.	Developing the SWPPP.

Use the Department’s ESCP, Environmental commitments, and other Contract documents as a starting point for developing the SWPPP. The approved SWPPP replaces the ESCP.

Develop the SWPPP with sections and appendices, according to the current DOT&PF SWPPP template. Include information required by the Contract and the CGP.

Obtain the following forms after they have been completed by the Department and include them in the SWPPP:

	SWPPP Delegation of Signature Authority – DOT&PF (25D-107)

	SWPPP Certification for DOT&PF (25D-109)

	SWPPP Delayed Action Item Report (25D-113)

Use the following Department forms for recording information in the SWPPP:

	SWPPP Amendment Log (25D-114)

	SWPPP Certification for Contractor (25D-111)

	SWPPP Construction Site Inspection Report (25D-100)

	SWPPP Corrective Action Log (25D-112)

	SWPPP Daily Record of Rainfall (25D-115)

	SWPPP Delegation of Signature Authority – Contractor (25D-108)

	SWPPP Grading and Stabilization Activities Log (25D-110)

	SWPPP Pre-Construction Site Visit (25D-106)

	SWPPP Project Staff Tracking (25D-127)

	SWPPP Subcontractor Certification (25D-105)

	SWPPP Training Log (25D-125)

SWPPP Template and Forms are available online at:

http://www.dot.state.ak.us/stwddes/dcsconst/pop_constforms.shtml

Compile the SWPPP in three ring binders with tabbed and labeled dividers for each section and appendix.

3.	SWPPP Considerations and Contents.

The SWPPP must provide erosion and sediment control measures for all Construction Activity within the Project Zone. Construction activity outside the Project Zone must have permit coverage, using a separate SWPPP2, and separate Contractor Inspections.

The SWPPP must consider the activities of the Contractor and all subcontractors and utility companies performing work in the Project Zone. The SWPPP must describe the roles and responsibilities of the Contractor, subcontractors, utility companies, and the Department with regard to implementation of the SWPPP.  The SWPPP must identify all operators for the Project, including utility companies performing Construction Activity, and identify the areas:

a.	Over which each operator has operational control; and

b.	Where the Department and Contractor are co-operators.

For work outside the Project Zone, the SWPPP must identify the entity that has stormwater permit coverage, the operator, and the areas that are:

a.	Dedicated to the Project and where the Department is not an operator; and

b.	Not dedicated to the project, but used for the project.

Develop the SWPPP according to the requirements of the CGP and this specification. Account for the Contractor’s construction methods and phasing. Identify the amount of mean annual precipitation.

Comply with the CGP Part 1.4 .2 Allowable Non-Storm Water Discharges. List locations where authorized non-storm water will be used, including the types of water that will be used on-site.

Include the Department’s Antidegradation Analysis in the SWPPP if storm water from the Project Zone discharges into receiving water that is considered high quality water and that constitutes an outstanding national resource, according to CGP Part 2.1.5.

There are special requirements in the CGP Part 3.2, for storm water discharges into an impaired water body, and they may include monitoring of storm water discharges. For Projects meeting the permit criteria, the Department will initiate a monitoring program for the storm water within the Project Zone, and will provide the required information and reports for inclusion in the SWPPP. The Contractor is responsible for monitoring and reporting outside the Project Zone.

Preserve natural topsoil unless infeasible. Delineate the site according to CGP Part 4.1.  Use stakes, flags, or silt fence, etc. to identifying areas where land disturbing activities will occur and areas that will be left undisturbed. Minimize the amount of soil exposed during Construction activity according to CGP Part 4.1.2.

Comply with CGP Part 4.3, requirements for dewatering for trenches and excavations.

The SWPPP must identify specific areas where potential erosion, sedimentation, or pollution may occur.  The potential for wind erosion must be addressed.  The potential for erosion at drainage structures must be addressed.

Describe methods and time limits, to initiate temporary or permanent soil stabilization. For areas with mean annual precipitation of:

a.	40 inches or less, initiate stabilization as soon as practicable and within 14 days; or

b.	Greater than 40 inches, initiate stabilization as soon as practicable and within seven days.

Within seven days of initiating final stabilization, either complete final stabilization or continue maintenance of work until final stabilization is complete.

Include in the “Stabilize Soils” section of the SWPPP, a description of how you will minimize the amount of disturbed and unstabilized ground in the fall season. Identify anticipated dates of fall freeze-up and spring thaw. Describe how you will stabilize areas when it is close to or past the seasonal time of snow cover or frozen conditions, and before the first seasonal thaw. Include a plan for final stabilization.

Plans for Active Treatment Systems must be submitted to DEC for review at least 14 days prior to their use and the Operator of the ATS identified in the SWPPP. Any use of treatment chemicals must be identified on the NOI.

The SWPPP must provide designated areas for equipment and wheel washing, equipment fueling and maintenance, chemical storage, staging or material storage, waste or disposal sites, concrete washouts, paint and stucco washouts, and sanitary toilets. These activities must be done in designated areas that are located, to the extent practicable, away from drain inlets, conveyance channels, and waters of the US. No discharges are allowed from concrete washout, paint and stucco washout; or from release oils, curing compounds, fuels, oils, soaps, and solvents. Equipment and wheel washing water that doesn’t contain detergent may be discharged on-site if it is treated before discharge.

Design temporary BMPs for a 2 year 24 hour precipitation amount. Describe BMPs in the SWPPP and in SWPPP Amendments, including source controls, sediment controls, discharge points, and temporary and permanent stabilization measures. Describe the design, placement, installation, and maintenance of each BMP, using words, and drawings as appropriate. Describe the design capacity of sediment basins (including sediment ponds and traps). Provide a citation to the BMP Manual or publication used as a source for the BMP, including the title of the BMP Manual or publication, the author (individual or agency), and date of publication. If no published source was used to select or design a BMP, then the SWPPP or SWPPP amendment must state that “No BMP manual or publication was used for this design.”

Describe the sequence and timing of activities that disturb soils and of BMP implementation and removal. Phase earth disturbing activities to minimize unstabilized areas, and to achieve temporary or final stabilization quickly. Whenever practicable incorporate final stabilization work into excavation, embankment, and grading activities.

Identify the inspection frequency in the SWPPP:

	For areas where the mean annual precipitation is 15 inches or less, inspect at least once every 14 days during construction and within 24 hours of the end of a storm event ) that resulted in a discharge from the site;

	For areas where the mean annual precipitation is between 15 to 40 inches, inspect either once seven days or according to item a;

	For areas where the mean annual precipitation is 40 inches or greater, inspect once every seven days, and at least twice every seven days during periods of relatively continuous precipitation or sequential storm events.

Linear Project Inspections, described in CGP Part 6.5, are not applicable to this project.

The SWPPP must cite and incorporate applicable requirements of the Project permits, environmental commitments, COE permit, and commitments related to historic preservation. Make additional consultations or obtain permits as necessary for Contractor specific activities which were not included in the Department’s permitting and consultation.

The SWPPP is a dynamic document. Keep the SWPPP current by noting installation, modification, and removal of BMPs, and by using amendments, SWPPP amendment logs, Inspection Reports, corrective action logs, records of land disturbance and stabilization, and any other records necessary to document storm water pollution prevention activities and to satisfy the requirements of the Consent Decree, CGP and this specification. See Subsection 641-3.03 for more information.

4.	Recording Personnel and Contact Information in the SWPPP.

Identify the SWPPP Manager as the Storm Water Lead and Storm Water Inspector positions in the SWPPP. Document the SWPPP Manager’s responsibilities in Section 2.0 Storm Water Contacts, of the SWPPP template and:

a.	Identify that the SWPPP Manager does not have authority to sign inspection reports (unless the SWPPP Manager is also the designated project Superintendent).

b.	Identify that the SWPPP Manager cannot prepare the SWPPP unless the SWPPP Manager meets the Contract requirements for the SWPPP Preparer.

Include in the SWPPP, Records of the AK-CESCL cards or certificates for the Superintendent and SWPPP Manager, and for any acting Superintendent and acting SWPPP Managers.  If the Superintendent or SWPPP Manager is replaced permanently or temporarily, by an acting Superintendent or acting SWPPP Manager, record in the SWPPP (use Form 25D-127) the names of the replacement personnel, the date of the replacement. For temporary personnel record their beginning and ending dates.

Provide 24 hour contact information for the Superintendent and SWPPP Manager. The Superintendent and SWPPP Manager must have 24 hour contact information for all Subcontractor SWPPP Coordinators and Utility SWPPP Coordinators.

Include in the SWPPP, Records of the AK-CESCL cards or certificates of ATS operators. Record the names of ATS operators and their beginning and ending dates, on Form 25D-127.

The Department will provide Records of AK-CESCL cards or certificates for the Project Engineer, Stormwater Inspectors, and Monitoring Person (if applicable), and names and dates they are acting in that position. Include the Department’s Records in the SWPPP Appendix.   Include the department’s Storm Water Inspector and Storm Water Monitoring Person (if applicable) in section 2.0 of the SWPPP.

641-2.02 HAZARDOUS MATERIAL CONTROL PLAN (HMCP) REQUIREMENTS.

Prepare the HMCP for prevention of pollution from storage, use, containment, cleanup, and disposal of all hazardous material, including petroleum products related to construction activities and equipment. Include the HMCP as an appendix to the SWPPP. Compile Material Safety Data Sheets in one location and reference that location in the HMCP.

Designate a Contractor’s Spill Response Field Representative with 24 hour contact information. Designate a Subcontractor Spill Response Coordinator for each subcontractor. The Superintendent and Contractor’s Spill Response Field Representative must have 24 hour contact information for each Subcontractor Spill Response Coordinator and the Utility Spill Response Coordinator.

List and give the location and estimated quantities of hazardous materials (Including materials or substances listed in 40 CFR 117 and 302, and petroleum products) to be used or stored on the Project. Hazardous materials must be stored in covered storage areas.  Include secondary containment for all hazardous material storage areas.

Identify the locations where fueling and maintenance activities will take place, describe the activities, and list controls to prevent the accidental spillage of petroleum products and other hazardous materials. Controls include placing absorbent pads or other suitable containment under fill ports while fueling, under equipment during maintenance or repairs, and under leaky equipment.

List the types and approximate quantities of response equipment and cleanup materials available on the Project. Include a list and location map of cleanup materials, at each different work site and readily available off site (materials sources, material processing sites, disposal sites, staging areas, etc). Spill response materials must be stored in sufficient quantity at each work location, appropriate to the hazards associated with that site.

Describe procedures for containment and cleanup of hazardous materials.  Describe a plan for the prevention, containment, cleanup, and disposal of soil and water contaminated by spills.  Describe a plan for dealing with contaminated soil and water encountered during construction. Clean up spills or contaminated surfaces immediately.

Describe methods of disposing of waste petroleum products and other hazardous materials generated by the Project, including routine maintenance.  Identify haul methods and final disposal areas.  Assure final disposal areas are permitted for hazardous material disposal.

Describe methods of complying with the requirements of AS 46.04.010-900, Oil and Hazardous Substances Pollution Control, and 18 AAC 75. Include contact information for reporting hazardous materials and petroleum product spills to the Project Engineer and reporting to federal, state, and local agencies.

641-2.03 SPILL PREVENTION, CONTROL, AND COUNTERMEASURE PLAN (SPCC Plan) REQUIREMENTS.

Prepare and implement an SPCC Plan when required by 40 CFR 112; when both of the following conditions are present on the Project:

a.	Oil or petroleum products from a spill may reach navigable waters (as defined in 40 CFR 112); and

b.	Total above ground storage capacity for oil and any petroleum products is greater than 1,320 gallons (not including onboard tanks for fuel or hydraulic fluid used primarily to power the movement of a motor vehicle or ancillary onboard oil-filled operational equipment, and not including containers with a storage capacity of less than 55 gallons).

Reference the SPCC Plan in the HMCP and SWPPP.

641-2.04 RESPONSIBILITY AND AUTHORITY OF THE SUPERINTENDENT AND SWPPP MANAGER.

The Superintendent is responsible for the overall operation of the Project and all Contractor furnished sites and facilities directly related to the Project. The Superintendent shall sign and certify the SWPPP, Inspection Reports, and other reports required by the CGP, except the NOI and NOT. The Superintendent may not delegate the task or responsibility of signing and certifying the SWPPP submitted under Subsection 641-1.03.1, Inspection Reports, and other reports required by the CGP.

The Superintendent may assign certain duties to the SWPPP Manager those duties may include:

a.	Ensuring Contractor’s and subcontractor’s compliance with the SWPPP and CGP;

b.	Ensuring the control of erosion, sedimentation, or discharge of pollutants;

c.	Directing and overseeing installation, maintenance, and removal of BMPs;

d.	Performing Inspections; and

e.	Updating the SWPPP including adding amendments and forms.

When Bid Item 641(7) is part of the Contract, the SWPPP Manager must be available at all times to administer SWPPP requirements, and be physically present within the Project Zone or the project office, for at least eight hours per day when construction activities are occurring.

The Superintendent and SWPPP Manager shall be knowledgeable in the requirements of this Section 641, the SWPPP, CGP, BMPs, HMCP, SPCC Plan, environmental permits, environmental commitments, and historic preservation commitments.

The Superintendent and SWPPP Manager shall have the Contractor’s complete authority and be responsible for suspending construction activities that do not conform to the SWPPP or CGP.

641-2.05 MATERIALS.

Use materials suitable to withstand hydraulic, wind, and soil forces, and to control erosion and trap sediments according to the requirements of the CGP and the Specifications.

Use the temporary seed mixture specified by special provision, or use annual rye grass if no temporary seed mix is specified.

Use soil stabilization material as specified in Section 727.

Use silt fences as specified in Section 729.

Use straw that is certified as free of noxious weed by the United States Department of Agriculture, Natural Resources Conservation Service, Local Soil, and Water Conservative District. Alaska Weed Free Forage Certification Program must be used when available. Hay may not be substituted for straw.

Use Oregon Scientific RGR126 wireless rain gauge with temperature, or Taylor 2751 Digital Wireless Rain Gauge with Thermometer, or approved equivalent.

641-2.06 CONTRACTOR REQUIREMENTS.

The Contractor must be familiar with the requirements of the CGP and Consent Decree because Contractor’s employees will be conducting duties that relate to compliance with the CGP and the Consent Decree. A copy of the Consent Decree is available on the Department’s Statewide Environmental Office web page.

641-3.01 CONSTRUCTION REQUIREMENTS.

Comply with the SWPPP and the requirements of the CGP.

1.	Before Construction Activity may Begin.

The following actions must be completed before Construction Activity begins:

a.	The SWPPP Preparer must visit the Project, the visit must be documented in the SWPPP, and the SWPPP must be developed (or amended) with findings from the visit;

b.	The SWPPP must be approved by the Engineer;

c.	The Contractor must be authorized to begin by the Engineer;

d.	The Project eNOIs for the Department and for the Contractor, as well as any other eNOIs if there are additional operators, must be listed as Active Status on the ADEC website;

e.	The Department approved SWPPP must be submitted to ADEC and Local Government (when required); and

f.	The Contractor has transmitted to the Engineer an electronic copy of the approved SWPPP.

You may begin Winter Construction activity according to CGP Part 4.10.3, provided actions a through c above is completed before winter construction activity begins.

Post notices containing the following information:

a.	Copy of all eNOIs related to this project;

b.	Name and 24 hour phone number of SWPPP Manager; and

c.	Location of the SWPPP.

Post notices on the outside wall of the Contractor’s project office, and near the main entrances of the construction project. Protect postings from the weather. Locate postings so the public can read them without obstructing construction activities or the traveling public (for example, at an existing pullout).  Do not use retroreflective signs for the SWPPP posting. Do not locate SWPPP signs in locations where the signs may be confused with traffic control signs or devices. Update the notices if the listed information changes.

Install an outdoor rain gauge in per manufacturer’s guidance in a readily accessible location on the Project.

Delineate the site for both land disturbing activities and areas that will be left undisturbed. Install sediment controls and other BMPs that must be placed prior to the initiation of Construction Activity.

2.	During Construction.

Before subcontractors or utility companies begin soil disturbing activities, provide to them copies of applicable portions of the SWPPP, and require them to sign a SWPPP Subcontractor Certification, Form 25D-105. Include SWPPP Subcontractor Certifications as an appendix to the SWPPP. Ensure subcontractors and utility companies understand and comply with the SWPPP and the CGP. Inform subcontractors and utility companies of SWPPP amendments that affect them in a timely manner. Coordinate with subcontractors and utility companies doing work in the Project Zone so BMPs, including temporary and permanent stabilization are installed, maintained, and protected from damage.

Provide on-going training to employees and subcontractors, on control measures at the site and applicable storm water pollution prevention procedures. Training must be specific to the installation, maintenance, protection, and removal of control measures. Training must be given at a frequency that will be adequate to ensure proper implementation and protection of control measures, and no less frequently than once a month during construction activity. Document on the SWPPP Training Log. Form 25D-125, the dates, and attendees to these trainings. Include the SWPPP Training Log as an appendix to the SWPPP.

Notify the Engineer immediately if the actions of any utility company or subcontractor do not comply with the SWPPP and the CGP.

Comply with Subsection 107-1.11 Protection and Restoration of Property and Landscape. Concrete washout must be fully contained.

Fuel the equipment in designated areas. Place absorbent pads or other suitable containment under fill ports while fueling, under equipment during maintenance or repairs, and under leaky equipment.

Comply with requirements of the HMCP and SPCC Plan, and all local, state, and federal regulations that pertain to the handling, storage, containment, cleanup, and disposal of petroleum products or other hazardous materials.

Keep the SWPPP and HMCP current (refer to Subsection 641-2.01.3, SWPPP Considerations and Contents).

3.	Pollutant and Hazardous Materials Reporting Requirements.

If there has been an incident of non-compliance with the CGP that may endanger health or the environment, immediately report the incident to ADEC according to the CGP, Appendix A, Part 3.0. Notify the Engineer immediately and to the extent possible coordinate reports to ADEC with the Engineer.

The report must include:

a.	A description of the noncompliance and its causes;

b.	The exact dates and times of noncompliance;

c.	If not yet corrected the anticipated time the project will be brought back into compliance; and

d.	The corrective action taken or planned to reduce, eliminate and prevent reoccurrence.

If there has been an incident of non-compliance with COE Permits, then notify the Engineer immediately of the non-compliance.

Report spills of petroleum products or other hazardous materials to the Engineer and other agencies as required by law. Use the HMCP and SPCC Plan (if available) for contact information to report spills to regulatory agencies.

4.	Corrective Action and Maintenance of BMPs.

Implement maintenance as required by the CGP, SWPPP, and manufacturer’s specifications, whichever is more restrictive.

Implement corrective action:

a.	If an incident of non-compliance with the SWPPP or CGP is identified;

b.	If an Inspection or the Engineer identifies the SWPPP or any part of the SWPPP is ineffective in preventing erosion, sedimentation or the discharge of pollutants;

c.	If a required BMP was not installed according to the SWPPP schedule or phasing, or was installed incorrectly, or was not installed according to the CGP Part 4.0;

d.	If a BMP is not operating as intended, has not been maintained in an effective operation condition, or is unable to effectively perform the intended function;

e.	If a prohibited discharge of pollutants, as specified in CGP Part 4.6, is occurring or will occur; or

f.	If there is accumulation of sediment or other pollutants, that is in or near any storm water conveyance channels, or that may enter a discharge point or storm sewer system. If there is accumulation of sediment or other pollutants that is being tracked outside the project zone.

Implement corrective actions so that they comply with the following time requirements:

a.	For conditions that are easily remedied (i.e. removal of tracked sediment, maintenance of control measure, or spill clean-up), initiate corrective action within 24 hours and complete as soon as possible;

b.	For all other conditions, meet both requirements:

(1)	Corrective action is completed in time to protect water quality; and

(2)	Corrective action is completed no later than the Complete-by-Date that was entered in an Inspection Report (see Subsection 641-3.03.2 for more information).

If a corrective action is not implemented within the time requirements of this section, document the situation in the SWPPP, notify the Engineer, and implement corrective action as soon as possible.

If a corrective action could affect a subcontractor, notify the subcontractor within three days of taking the corrective action. Require in your written subcontract, that subcontractors must notify the Contractor within 24 hours of becoming aware of a condition that requires a corrective action.

5.	Stabilization.

Stabilization may be accomplished using temporary or permanent measures. Initiate stabilization of disturbed soils, erodible stockpiles, disposal sites, and of erodible aggregate layers so that all of the following conditions are satisfied:

a.	As soon as practicable;

b.	As soon as necessary to avoid erosion, sedimentation, or the discharge of pollutants; and

c.	As identified in the SWPPP.

Land may be disturbed and stabilized multiple times during a project. Coordinate work to minimize the amount of disturbed soil at any one time. Do not disturb more soil than you can stabilize with the resources available.

Temporarily stabilize from wind and water erosion portions of disturbed soils, portions of stockpiles, and portions of disposal sites, that are not in active construction. Temporary stabilization measures may require a combination of measures including but not limited to vegetative cover, mulch, stabilizing emulsions, blankets, mats, soil binders, non-erodible cover,  dust palliatives, or other approved methods.

When temporary or permanent seeding is required, provide a working hydro seeding equipment located within 100 miles of the project by road; with 1,000 gallon or more tank capacity, paddle agitation of tank, and the capability to reach the seed areas with an uniform mixture of water, seed, mulch and tackifier. If the project is located in an isolated community, the hydro-seeder must be located at the project.

Before applying temporary or permanent seeding, prepare the surface to be seeded to reduce erosion potential and to facilitate germination and growth of vegetative cover. Apply seed and maintain seeded areas. Reseed areas where growth of temporary vegetative cover is inadequate to stabilize disturbed ground.

Apply permanent seed according to Sections 618 and 724, within the time periods allowed by the CGP and the contract, at locations where seeding is indicated on the plans and after land-disturbing activity is permanently ceased.

When installing a culvert or other drainage structure where stream bypass is not used, install temporary or permanent stabilization concurrently or immediately after placing the culvert or drainage structure in a manner that complies with the SWPPP, applicable project permits and prevents discharge of pollutants. Install temporary and permanent stabilization:

a.	At the culvert or drainage structure inlet and outlet; and

b.	In the areas upstream and downstream, that may be disturbed by the process of installing the culvert, culvert end walls, culvert end sections, or drainage structure.

Before deactivating a stream bypass or stream diversion used for construction of a bridge, culvert, or drainage structure, install permanent stabilization:

a.	At the inlet and outlet of the culvert, drainage structure, or bridge;

b.	In the area upstream and downstream of the culvert, drainage structure, or bridge, that is disturbed during installation or construction of the culvert, drainage structure, or bridge; and

c.	Under the bridge.

Within seven days of initiating final stabilization, either complete final stabilization or continue maintenance of work until final stabilization is complete.

6.	Ending CGP Coverage and BMP Maintenance.

The Engineer will determine the date that all the following conditions for ending CGP coverage have been met within the Project Zone:

a.	Land disturbing activities have ceased;

b.	Final Stabilization has been achieved (including at Department furnished material sources, disposal sites, staging areas, equipment areas, etc.); and

c.	Temporary BMPs have been removed.

After the Engineer has determined the conditions for ending CGP coverage have been met, the Department will:

a.	Send written notice to the Contractor with the date that the conditions were met;

b.	Submit an eNOT to ADEC; and

c.	Provide a copy of the eNOT and ADEC’s acknowledgement letter to the Contractor.

The Contractor is responsible for ending permit coverage within the Project Zone, by submitting an eNOT to ADEC within 30 days of meeting the conditions for ending CGP coverage. The Contractor is responsible for BMP maintenance and SWPPP updates until permit coverage is ended.

If the Contractor’s CGP eNOI acreage includes Support Activities and any other areas where the Department is not an Operator, the Contractor may not be able to file an eNOT at the same time as the Department.  In this case, the Contractor must amend the SWPPP and separate SWPPP2(s), to indicate the Department’s CGP coverage has ended, and the Department is no longer an Operator within the Project Zone.

The Contractor must indicate in the SWPPP the areas that have reached Final Stabilization, and the dates land disturbing activities ended and Final Stabilization was achieved. The Contractor must submit an eNOT to ADEC, and insert copies of the Department’s and the Contractor’s eNOTs with ADEC’s acknowledgement letters in the appendix of the SWPPP.

The Contractor must submit a copy of each signed eNOT and ADEC’s acknowledgement letter to the Department within three days of filing the eNOT or receiving a written response.

The Contractor is responsible for coordinating local government inspections of work and ending permit coverage with local government. See Subsection 641-1.03.5 for more information.

7.	Transmit final SWPPP.

Transmit one copy of the final SWPPP, including all amendments, appendices, and maps, to the Engineer; when the project eNOTs are filed, or within 30 days of the Department’s eNOT being filed, whichever is sooner. Transmittal must be by both electronic and hard copy.

641-3.02 SWPPP DOCUMENTS, LOCATION ON-SITE, AVAILABILITY, AND RECORD RETENTION.

The SWPPP and related documents maintained by the Contractor are the Record for demonstrating compliance with the CGP and the Consent Decree. Copies of SWPPP documents transmitted to the Engineer under the requirements of this specification are informational and do not relieve the Contractor’s responsibility to maintain complete records as required by the CGP and this specification.

Keep the SWPPP, HMCP, and SPCC Plan at the on-site project office. If there is not an on-site project office, keep the documents at a locally available location that meets CGP requirements and is approved by the Engineer. Records may be moved to another office for record retention after the eNOTs are filed. Records may be moved to another office during winter shutdown.  Update on-site postings if records are relocated during winter shutdown. Provide the Department with copies of all Records.

Retain Records and a copy of the SWPPP, for at least three years after the date of eNOT. If EPA or ADEC inspects the project,  issues a Notice of Violation (NOV), or begins investigation for a potential NOV before the retention period expires, retain the SWPPP and all Records related to the SWPPP and CGP until at least three years after EPA and/or ADEC has determined all issues related to the investigation  are settled.

The SWPPP and related documents must be made available for review and copy, to the Department and other regulatory agencies that request them.  See CGP Parts 5.10, 6.6 and 9.4.

641-3.03 SWPPP INSPECTIONS, AMENDMENTS, REPORTS, AND LOGS.

Perform Inspections, prepare Inspection Reports, and prepare SWPPP Amendments in compliance with the SWPPP and the CGP.  Update SWPPP Corrective Action Log, SWPPP Amendment Log, SWPPP Grading and Stabilization Activities Log, and SWPPP Daily Record of Rainfall forms. For active projects, update the Records daily.

1.	Inspection during Construction.

Conduct Inspections according to the schedule and requirements of the SWPPP and CGP.

Inspections required by the CGP and SWPPP must be performed by the Contractor’s SWPPP Manager and the Department’s Stormwater Inspector jointly, unless impracticable. For this paragraph, “impracticable” means when both inspectors must fly to a remote area in the winter or when one inspector is sick or unable to travel to the site due to weather.  When this is the case, the Operator who conducts the Inspection must provide a copy of the Inspection Report to the other Operator within three days of the Inspection date and document the date of the report transmittal.

2.	Inspection Reports.

Use only the DOT&PF SWPPP Construction Site Inspection Report, Form 25D-100 to record Inspections. Changes or revisions to Form 25D-100 are not permitted; except for adding or deleting data fields that list: Location of Discharge Points and Site Specific BMPs. Complete all fields included on the Inspection Report form; do not leave any field blank.

Unless otherwise directed by the Engineer, insert a Complete-by-Date for each corrective action listed that complies with:

a.	In time to protect water quality;

b.	less than seven calendar days after the date the inspection was performed; and

c.	before the next scheduled inspection.

Provide a copy of the completed, unsigned Inspection Report to the Engineer by noon on the day following the inspection.

The Superintendent must review, correct errors, and sign and certify the Inspection Report, within three days of the date of Inspection. The Engineer may coordinate with the Superintendent to review and correct any errors or omissions before the Superintendent signs the report. Corrections are limited to adding missing information or correcting entries to match field notes and conditions present at the time the Inspection was performed. Deliver the signed and certified Inspection Report to the Engineer on the same day the Superintendent signs it.

The Engineer will sign and certify the Inspection Report and will return the original to the Contractor within three working days.

The Engineer may make corrections after the Superintendent has signed and certified the Inspection Report. The Engineer will initial and date each correction. If the Engineer makes corrections, the Superintendent must recertify the Inspection Report by entering a new signature and date in the white space below the original signature and date lines. Send a copy of the recertified Inspection Report to the Engineer on the day it is recertified.

If subsequent corrections to the certified Inspection Report are needed, document the corrections in an addendum that addresses only the omitted or erroneous portions of the original Inspection Report. The Superintendent and the Engineer must both sign and certify the addendum.

3.	Inspection before Seasonal Suspension of Work.

Conduct an Inspection before seasonal suspension of work to confirm BMPs are installed and functioning according to the requirements of the SWPPP and CGP.

4.	Reduced Inspection Frequencies.

Conduct Inspections according to the inspection schedule indicated in the approved SWPPP.  Any change in inspection frequency must be approved by the Engineer, and beginning and ending dates documented as an amendment to the SWPPP.

Inspection frequency may be reduced to at least one Inspection every 30 days if approved by the Engineer and the entire site is temporarily stabilized.

When work is suspended due to freezing conditions, the Engineer may suspend inspection requirements after fourteen days of freezing conditions if:

a.	Soil disturbing activities are suspended; and

b.	Soil stabilizing activities are suspended.

Inspections must resume according to the normal inspection schedule identified in the SWPPP, at least 21 days before anticipated spring thaw.

The Engineer may waive requirements for updating the Grading and Stabilization Activities Log and Daily Record of Rainfall during seasonal suspension of work.  If so, resume collecting and recording weather data on the Daily Record of Rainfall form one month before thawing conditions are expected to result in runoff.  Resume recording land disturbance and stabilization activities on the Grading and Stabilization Activities Log when Construction Activity resumes.

5.	Stabilization before Seasonal Thaw.

Construction Activities within the Project Zone must be stabilized with appropriate BMPs prior to seasonal thaw. Seasonal thaw is the annual (first) recurrence of snow and ice melting after a prolonged period of freezing conditions.

6.	Inspection before Project Completion.

Conduct Inspection to ensure Final Stabilization is complete throughout the Project, and temporary BMPs that are required to be removed are removed. Temporary BMPs that are biodegradable and are specifically designed and installed with the intent of remaining in place until they degrade, may remain in place after project completion.

7.	Items and Areas to Inspect.

Conduct Inspections of the areas required by the CGP and SWPPP.

8.	SWPPP Amendments and SWPPP Amendment Log.

The Superintendent and the SWPPP Manager are the only persons authorized to amend the SWPPP and update the SWPPP Amendment Log, Form 25D-114. The Superintendent or the SWPPP Manager must sign and date amendments to the SWPPP and updates to the SWPPP Amendment Log.

SWPPP Amendments must be approved by the Engineer.

Amendments must occur:

a.	Whenever there is a change in design, construction operation, or maintenance at the construction site that has or could cause erosion, sedimentation or the discharge of pollutants that has not been previously addressed in the SWPPP;

b.	If an Inspection identifies that any portion of the SWPPP is ineffective in preventing erosion, sedimentation, or the discharge of pollutants;

c.	Whenever an Inspection identifies a problem that requires additional or modified BMPs

d.	Whenever a BMP is modified during construction or a BMP not shown in the original SWPPP is added;

e.	If the Inspection frequency is modified (note beginning and ending dates); or

f.	When there is a change in personnel who are named in the SWPPP, according to Subsection 641-2.01.4.

Do not record removal of BMPs as amendments to the SWPPP. See Subsection 641-3.03.9 for documenting removal of BMPs.

Amend the SWPPP narrative as soon as practicable after any change or modification, but in no case, later than seven days following identification of the need for an amendment.  Every SWPPP Amendment must be signed and dated. Cross-reference the amendment number with the Corrective Action Log or SWPPP page number, as applicable. When a BMP is modified or added, describe the BMP according to Subsection 641-2.01.3.

Keep the SWPPP Amendment Log current. Prior to performing each scheduled Inspection, submit to the Engineer a copy of the pages of the Amendment Log that contain new entries since the last submittal. Include copies of any documents amending the SWPPP.

Keep the SWPPP Amendment Log as an appendix to the SWPPP.

9.	Site Maps.

Document the installation, routine maintenance, and removal of BMPs by making notes on the SWPPP Site Maps. Include the date and the recording person’s initials by these notes. Identify areas where Construction Activities begin, areas where Construction Activities temporarily or permanently cease, and areas that are temporarily or permanently stabilized.

10.	Corrective Action Log.

The Superintendent and SWPPP Manager are the only persons authorized to make entries on the SWPPP Corrective Action Log, Form 25D-112. Document the need for corrective action within 24 hours of either:

a.	Identification during an inspection; or

b.	Discovery by the Department’s or Contractor’s staff, a subcontractor, or a regulatory agency inspector.

Modification or replacement of a BMP, installation of a new BMP not shown in the original SWPPP, or overdue maintenance (after sediment accumulated in sediment basins (including sediment traps and ponds) exceeds 50% of design capacity; or after sediment accumulates to more than half the above ground height on silt fences, check dams, or berms) is a corrective action and must be documented on the Corrective Action Log. Do not record removal of BMPs on the Corrective Action Log.

Within 24 hours of discovery, update the Corrective Action Log with the date of discovery and proposed corrective action. If discovered during an inspection, update log with inspection date and proposed corrective actions noted on the Inspection Report.

After the corrective action has been accomplished, note in the Corrective Action Log the action taken and if a SWPPP amendment was needed. Date and initial the entry.

Keep the Corrective Action Log current and submit a copy to the Engineer prior to performing each scheduled SWPPP Inspection.

Keep the Corrective Action Log as an appendix to the SWPPP.

11.	Grading and Stabilization Activities Log.

The Superintendent and SWPPP Manager are the only persons authorized to date and initial entries on the SWPPP Grading and Stabilization Activities Log, Form 25D-110. Use the SWPPP Grading and Stabilization Activities Log, to record land disturbance and stabilization activities.

Keep the Grading and Stabilization Activities Log current and submit a copy to the Engineer prior to performing each scheduled SWPPP Inspection. Keep the Grading and Stabilization Activities Log organized and completed to demonstrate compliance with the CGP Part 4.4.

Keep the Grading and Stabilization Activities Log as an appendix to the SWPPP.

12.	Daily Record of Rainfall.

Use SWPPP Daily Record of Rainfall, Form 25D-115, to record weather conditions at the Project.  Update the form daily and include the initials of the person recording each day’s entry.  Submit a copy to the Engineer prior to performing each scheduled Inspection.  Keep the Daily Record of Rainfall as an appendix to the SWPPP.

641-3.04 FAILURE TO PERFORM WORK.

The Engineer has authority to suspend work and withhold monies, for an incident of non-compliance with the CGP, Consent Decree, or SWPPP, that may endanger health or the environment or for failure to perform work related to this Section 641. If the suspension is to protect workers, the public, or the environment from imminent harm, the Engineer may orally order the suspension of work. Following an oral order of suspension, the Engineer will promptly give written notice of suspension. In other circumstances, the Engineer will give the Contractor written notice of suspension before suspension of work. A notice of suspension will state the defects or reasons for a suspension, the corrective actions required to stop suspension, and the time allowed to complete corrective actions.

If the Contractor fails to take the corrective action within the specified time, the Engineer may:

a.	Suspend the work until corrective action is completed;

b.	Withhold monies due the Contractor until corrective action is completed;

c.	Assess damages or equitable adjustments against the Contract Amount; and

d.	Employ others to perform the corrective action and deduct the cost from the Contract amount.

Reasons for the Engineer to take action under this section include, but are not limited to, the Contractor’s failure to:

a.	Obtain appropriate permits before Construction Activities occur;

b.	Perform SWPPP Administration;

c.	Perform timely Inspections;

d.	Update the SWPPP;

e.	Transmit updated SWPPP, Inspection Reports, and other updated SWPPP forms to the Engineer;

f.	Maintain effective BMPs to control erosion, sedimentation, and pollution in accordance with the SWPPP, the CGP, and applicable local, state, and federal requirements;

g.	Perform duties according to the requirements of this Section 641; or

h.	Meet requirements of the CGP, SWPPP, or other permits, laws, and regulations related to erosion, sediment, or pollution control.

No additional Contract time or additional compensation will be allowed due to delays caused by the Engineer’s suspension of work under this subsection.

641-3.05 ACCESS TO WORK.

The Project, including any related off-site areas or support activities, must be made available for inspection, or sampling and monitoring, by the Department and other regulatory agencies. See CGP Part 6.6.

641-4.01 METHOD OF MEASUREMENT.

Section 109 and as follows:

Item 641(1), 641(3) and 641(7), are lump sum.

Items 641(2), 641(4) and 641(5), will be measured on a contingent sum basis as specified by the Directive authorizing the work.

Item 641(6) will be measured on a contingent sum basis with withholding determined by the Department.

TABLE 641-1 BMP VALUES - (Reserved)

Liquidated Damages assessed according to Table 641-2 are not an adjustment to the Contract amount. These damages charges are related to Contract performance but are billed by the Department independent of the Contract amount. An amount equal to the Liquidated Damages may be withheld for unsatisfactory performance, from payment due under the Contract, until the Contractor remits payment for billed Liquidated Damages.

TABLE 641-2 Version B

EROSION, SEDIMENT, AND POLLUTION CONTROL – LIQUIDATED DAMAGES

| Code | Specification Subsection Number and Description | Deductable Dollars | Cumulative Deductable Dollars |
| --- | --- | --- | --- |
| A | 641-1.04 Failure to have a qualified (AK-CESCL or equivalent) Superintendent or SWPPP Manager | Calculated in Code B or F |  |
| B | Failure to meet SWPPP requirements of: - 641-2.01.1 Name of SWPPP Preparer and Date of Pre-Construction Inspection - Not Applicable - 641-3.03.8 Sign and Date SWPPP amendments with qualified person. 641-2.01.4 SWPPP Include approving person’s name and AK-CESCL expiration date. (4) 641-3.02 Records maintained at project and made available for review | $750 per omission |  |
| C | 641-2.01.3 and 641-303.8 Failure to either reference a BMP manual or publication, or state that no BMP manual or publication was used | $250 per omission |  |
| D | 641-3.03.5 Failure to stabilize a Project prior to Seasonal Thaw | $5,000 per Project per year |  |
| E | 641-2.01.1 Failure to conduct pre-construction inspections before Construction Activities | $2,000 per Project |  |
| F | 641-3.03. Failure to conduct and record CGP Inspections 641-3.03.1 Personnel conducting Inspections and Frequency 641-3.03.2 Inspection Reports, use Form 25D-100, completed with all required information according to the Consent Decree paragraph 7.c, parts (1) through (11) | $750 per Inspection |  |
| G | 641-3.01.4 Failure to timely accomplish BMP maintenance and/or repairs, In effect until BMP maintenance and/or repairs is completed. | $500 per Project per day | Not to exceed $250,000 per year for all projects |
| H | 641-3.01.3 Failure to provide to the Engineer and ADEC a timely oral endangerment report of violations or for a deficient oral endangerment report | $750 for the first day the report is late or deficient | Additional $750 for every 14 day period without the required information |
| I | 641-3.01.3 Failure to provide to the Engineer and ADEC a timely written endangerment report of violations or for a deficient written endangerment report | $750 for the first day the report is late or deficient | Additional $750 for every 14 day period without the required information |

641-5.01 BASIS OF PAYMENT.

See Subsection 641-3.04 Failure to Perform Work, for additional work and payment requirements.

Item 641(1) Erosion, Sediment, and Pollution Control Administration. At the Contract lump sum price for administration of all work under this Section. Includes, but is not limited to, SWPPP and HMCP and SPCC Plan preparation, agency fees for SWPPP reviews, SWPPP amendments, pre-construction Inspections, Inspections, monitoring, reporting, and Record keeping or copying Records related to the SWPPP and required by the CGP, and Record retention.

Item 641(2) Temporary Erosion, Sediment, and Pollution Control. At the contingent sum prices specified for all labor, supervision, material, equipment, and incidentals to install, maintain, remove, and dispose of approved temporary erosion, sedimentation, and pollution control BMPs required to implement the SWPPP and SPCC Plan.

Item 641(3) Temporary Erosion, Sediment, and Pollution Control. At the Contract lump sum price for all labor, supervision, material, equipment, and incidentals to install, maintain, remove, and dispose of temporary erosion, sedimentation, and pollution control BMPs identified in the SWPPP and SPCC Plan.

Item 641(4) Temporary Erosion Sediment and Pollution Control Additives. At the contingent sum prices specified in the Directive to authorize the work, for all labor, supervision, materials, equipment, and incidentals for extra, additional, or unanticipated work, to install, maintain, remove and dispose of temporary erosion, sedimentation, and pollution control BMPs. All additional Erosion, Sediment, and Pollution Control Administration necessary due to this item will not be paid for separately but will be subsidiary to other bid items.

Item 641(5) Temporary Erosion Sediment and Pollution Control by Directive. At the contingent sum prices specified in the Directive using time and materials to authorize the work, for all labor, supervision, materials, equipment, and incidentals to install, maintain, remove and dispose of temporary erosion, sedimentation, and pollution control BMPs. Prices for this item will by time and materials according to Subsection 109-1.05, or by mutual agreement between the Engineer and Contractor.  All additional Erosion, Sediment, and Pollution Control Administration necessary due to this item will not be paid for separately but will be subsidiary to other bid items.

Item 641(6) Withholding. The Engineer may withhold an amount equal to Liquidated Damages, assessed according to Section 641, from payment due the Contractor. Liquidated Damages for violations of the Contract, CWA, CGP, or Consent Decree are determined by the Engineer according to Table 641-2. The Engineer may withhold payment due the Contractors until the Contractor pays the Liquidated Damages to the Department.

The Department will not release performance bonds until Liquidated Damages assessed according to Section 641 are paid to the Department, and all requirements according to Subsection 103-1.05 are satisfied.

Item 641(7) SWPPP Manager. At the Contract lump sum price for a SWPPP Manager that conforms to this specification. When Item 641(7) appears in the Bid Schedule, the SWPPP Manager must be a different person than the superintendent, and must be physically present during construction activity with duties and authority as described in Subsection 641-2.04. When Item 641(7) does not appear in the Bid Schedule, the SWPPP Manager is subsidiary to Item 641(1).

Subsidiary Items. Temporary erosion, sediment, and pollution control measures that are required outside the Project Zone are subsidiary. Work required by the HMCP and SPCC Plan including hazardous material storage, containment, removal, cleanup and disposal, are subsidiary to Item 641(1) Erosion, Sediment and Pollution Control Administration.

Work under other pay items. Work that is paid for directly or indirectly under other pay items will not be measured and paid for under Section 641.

This work includes but is not limited to:

a.	Dewatering;

b.	Shoring;

c.	Bailing;

d.	Permanent seeding;

e.	Installation and removal of temporary work pads;

f.	Temporary accesses;

g.	Temporary drainage pipes and structures;

h.	Diversion channels;

i.	Settling impoundment; and

j.	Filtration.

Permanent erosion, sediment, and pollution control measures will be measured and paid for under other Contract items, when shown on the bid schedule.

Work at the Contractor’s Expense. Temporary erosion, sediment, and pollution control measures that are required due to carelessness, negligence, or failure to install temporary or permanent controls as scheduled or ordered by the Engineer, or for the Contractor’s convenience, are at the Contractor’s expense.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| 641(1) Erosion, Sediment, and Pollution Control Administration | Lump Sum |
| 641(2) Temporary Erosion, Sediment, and Pollution Control | Contingent Sum |
| 641(6) Withholding | Contingent Sum |
| 641(7) SWPPP Manager | Lump Sum |

(01/01/12)E100-Standard Modification

SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

642-3.02 CROSS-SECTION SURVEYS Add the following:

Top of Selected Material, Type A red tops and top of base course blue tops are required.

The Contractor shall measure original ground and after excavation cross sections for excavation and for any aggregates measured by the cubic yard. Original ground, after excavation, and borrow cross shall be taken at identical stations so that no interpolation of data is needed to calculate end areas.

Where an exact placement is not shown on the plans, the Department will be responsible for field locating the structures, signs, and mounds.  The Contractor shall provide the Engineer with sufficient horizontal and vertical control to enable the Engineer to field locate these facilities.  The Contractor shall be responsible for all surveying required to construct the field located item.

(01/01/06)PARKS-Special Provision

642-3.04 OFFICE ENGINEERING.  Delete third sentence and replace with:

Perform the work by, or under the responsible charge of, a person registered in the State of Alaska as a Professional Land Surveyor or a Professional Engineer.

(05/01/07)E53-Standard Modification

642-4.01 METHOD OF MEASUREMENT.  Add the following:  Clearing required for stake visibility shall not be measured.  Maintenance of stakes will not be measured.

(01/01/06)PARKS-Special Provision

642-5.01 BASIS OF PAYMENT.  Add the following:

Clearing required for stake visibility is subsidiary to Item 642(1) and no separate payment shall be made.  (01/01/06)PARKS-Special Provision

SECTION 643

TRAFFIC MAINTENANCE

643-1.01 DESCRIPTION.  Add the following:

Additional work:

	Illuminate construction activities listed in Table 643-3, Night Work Illumination Level, and Area of Coverage, during hours of night work on roads open to the public inside the project limits.

643-1.02 DEFINITIONS. Add the following paragraphs after paragraph titled “Construction Phasing Plan”:

Balloon Light:  Light surrounding’s by a balloon-like enclosure kept inflated by pressurized air or helium, and producing uniform light through 360 horizontal degrees.  The top half of the balloon enclosure shall be constructed of an opaque material.

Night Work:  Work occurring between sunset and sunrise on all days, except the “No Lighting Required” period shown in Table 643-2, Night Work Lighting Requirements.

TABLE 643-2

NIGHT WORK LIGHTING REQUIREMENTS

| Latitude (degrees) | No Lighting Required |  | Nearby Cities |
| --- | --- | --- | --- |
|  | Start | End |  |
| 61 | June 11 | July 1 | Anchorage, Valdez, Girdwood |

(11/04/10)CR6432-Special Provisions

643-1.03 TRAFFIC CONTROL PLAN.  Replace the last paragraph with the following:

A waiver may be requested, in writing, of regulation 17 AAC 25 regarding oversize and overweight vehicle movements inside the project limits.  If the waiver is approved, movements of oversize and overweight vehicles in or near traffic inside the project limits will be done according to the provisions of an approved Traffic Control Plan.  Maintain a minimum 12 foot lateral separation between the nonstreet legal vehicles and the motoring public.  The Traffic Control Plan shall specify the traffic control devices required for these operations.

Add the following:

Road Closures and Major Traffic Sequencing (events).  Submit a written request to the Engineer for review and approval of each proposed event and event date.  Allow 7 days for the Engineer to review any proposed event or subsequent changes/corrections.  The proposed event date will be no less than 14 days from the date of written approval.

(11/04/10)CR6431-Special Provisions

643-1.04 WORKSITE SUPERVISOR.

1.	Qualifications. Replace with the following:

Qualifications.  The Worksite Traffic Supervisor shall be knowledgeable and experienced regarding the requirements of the ATM and the implementation of those requirements.  The Worksite Traffic Supervisor shall be familiar with the Plans, the Specifications, your proposed operations, and certified as one of the following:

a.	Traffic Control Supervisor, American Traffic Safety Services Association (ATSSA)

b.	Work Zone Safety Specialist, International Municipal Signal Association (IMSA)

Certify according to Form 25D-124 that the Worksite Traffic Supervisor is competent and capable, and has the authority to perform the duties and responsibilities in accordance with this Section.

Worksite Traffic Supervisors shall maintain current certification and be able to show their certification anytime they are on the project.

(11/04/10)CR6432-Special Provisions

Add the following to No. 2, Duties:

- Supervise lighting of Night Work.

(03/15/06)ES14-Special Provisions

Add No. 3:

3.	Authority.	The Worksite Traffic Supervisor shall have the Contractor’s authority to stop work and implement immediate corrective action to unsafe traffic control, in locations where unsafe traffic control is present.

643-2.01 MATERIALS.

4.	Portable Concrete Barriers.  Add the following:

Use reflective sheeting that meets AASHTO M 268 Type III, IV or V.

10.	Temporary Crash Cushions.  Replace with the following:

Temporary Crash Cushions.  Must have FHWA Acceptance letter for National Cooperative Highway Research Program (NCHRP) 350 or Manual for Assessing Safety Hardware (MASH), Test Level 3.  Use reflective sheeting that meets AASHTO M 268 Type III, IV or V.  Application of crash cushion must be appropriate for the intended use and be installed per manufacturer's recommendation.  Temporary crash cushions used as rail or barrier end treatments must be redirective.  Temporary crash cushions that are barrels or barricade filled with sand or water are considered nonredirective and may only be used when the forecasted temperature during their use is above 32 degrees Fahrenheit.

(11/04/10)CR6432-Special Provisions

12.	Portable Changeable Message Board Sign.  Replace with the following:

Portable Changeable Message Board Sign.  Use new truck or trailer mounted portable changeable message board signs with self contained power supply for the sign and with:

a.	Message sign panel large enough to display 3 lines of 18 inch high characters.

b.	Eight character display per message module.

c.	Fully programmable message module.

d.	Remote control cellular, wireless radio frequency (RF), landline.

e.	Waterproof, lockable cover for the controller keyboard.

f.	Capacity for electric/hydraulic sign raising or lowering.

g.	Radar over speed detection.

h.	Variable flash and sequence rates.

i.	Light emitting diode (LED) display, using Institute of Transportation Engineers (ITE) amber/yellow

j.	The capacity for a minimum of 150 pre-programmed messages.

k.	Battery-Pack Operation Duration:  minimum of 55 hours under full load.

l.	Power chords shall comply with the National Electrical Code (NEC) Article 600.10 Portable and Mobile Signs, paragraph 600.10(c) (2) ground fault circuit interrupter (GFCI).  The chord will have integral GFCI protection located either in the attachment plug or 12 inches or less from the plug.

(11/04/10)CR6431-Special Provisions

13.	Plastic Safety Fence.  Replace a., b., and c. with the following:

a.	"Safety Fence" by Jackson Safety, Inc., Manufacturing and Distribution Center, 5801 Safety Drive NE, Belmont, Michigan, 49306.  Phone (800) 428-8185.

b.	"Flexible Safety Fencing" by Carsonite Composites, LLC, 19845 U.S. Highway 76, Newberry, South Carolina, 29108.  Phone (800) 648-7916.

c.	"Reflective Fencing" by Plastic Safety Systems, Inc., 2444 Baldwin Road, Cleveland, Ohio 44104.  Phone (800) 662-6338.

16.	Flagger Paddles.  Replace the last sentence with the following:

Use reflective sheeting that meets AASHTO M 268 Type VIII or IX.  Use background colors of fluorescent orange on one side and red on the other side.

Add No. 17:

17.	Truck Mounted Attenuator (TMA).  The TMA shall be mounted on a vehicle with a minimum weight of 15,000 pounds and a maximum weight per the manufacturer's recommendations.  The TMA shall comply with NCHRP 350 or MASH, Test Level 3 requirements.

(11/04/10)CR6432-Special Provisions

Add No. 18:

18.	Flexible Markers.  Refer to Subsection 606-2.01 Materials.

(11/04/10)CR6431-Special Provisions

Replace Subsection 643-2.02 CRASHWORTHINESS with the following:

643-2.02 CRASHWORTHINESS.  Submit documentation, by the method indicated, that the following devices comply with the requirements of National Cooperative Highway Research Program (NCHRP) Report 350 or Manual for Assessing Safety Hardware (MASH), Test Level 3 on the given schedule.

Submit documentation of compliance to the Engineer before installing devices on the project.

| Work Zone Traffic Control Device Compliance with NCHRP 350 or MASH |  |  |
| --- | --- | --- |
| Category | Devices | Method of Documentation |
| 1 | Cones, candles, drums w/o attachments, delineators | Manufacturer's Certification for devices exceeding height and weight limits |
| 2 | Barricades, portable sign supports, drums w/lights, other devices weighing less than 100 pounds but not included in category 1 | FHWA acceptance letter indicating acceptance at Test Level 3 (when no test level is specified in the letter; it is implied that the tests were run for Test Level 3), |
| 3 | Truck mounted attenuators, redirective and nondirective temporary crash cushions | FHWA acceptance letter indicating acceptance at Test Level 3 (when no test level is specified in the letter; it is implied that the tests were run for Test Level 3), |
|  | Portable concrete barriers | FHWA acceptance letter specifying the Test Level required in the Plans or Specifications. |

Category 1 devices that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350 or MASH, Test Level 3.  This certification may be a one-page affidavit signed by the vendor.  Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.  No certification is required for devices within the weight and height limitations.

| Device | Composition | Weight | Height |
| --- | --- | --- | --- |
| Cones | Rubber | 20 lb. | 36 in. |
|  | Plastic | 20 lb. | 48 in. |
| Candles | Rubber | 13 lb. | 36 in. |
|  | Plastic | 13 lb. | 36 in. |
| Drums | Hi Density Plastic | 77 lb. | 36 in. |
|  | Lo Density Plastic | 77 lb. | 36 in. |
| Delineators | Plastic or Fiberglass | N/A | 48 in. |

(10/04/10)E77-Standard Modification

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:

Immediately notify the Engineer of any traffic related accident that occurs within the project limits as soon as you, an employee, or a subcontractor becomes aware of the accident.

(10/04/10)E90-Standard Modification

Add the following:

Where construction activity encroaches onto the safe route in a traffic control zone, station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

Maintain business access(s) during flagging operations.

(11/04/10)CR6431-Special Provisions

Replace Subsection 643-3.03 PUBLIC NOTICE with the following:

643-3.03 PUBLIC NOTICE.  Make sure the Worksite Traffic Supervisor gives a minimum of 3 days notice before major changes, delays, lane restrictions, or road closures to local officials and transportation organizations, including but not necessarily limited to:

	Alaska Carriers Association

	Alaska Trucking Association

	Alaska State Troopers

	Division of Measurement Standards

	Local Police Department

	Local Fire Department

	Local Government Traffic Engineer

	School and Transit Authorities

	Local Emergency Medical Services

	Local Media (newspapers, radio, television)

	Railroads (where applicable)

	U.S. Postal Service

	Major Tour Operators

Provide local traffic enforcement and maintenance agencies 24 hour notice before shutting down a traffic signal system.  Provide notice as required by utility companies before repairing or replacing a utility.

Provide the Alaska State Troopers, local police and fire department with the radio frequencies used on the project and the 24-hour telephone numbers of the Worksite Traffic Supervisor and the Project Superintendent.  Tell them to use these numbers to alert you when emergency vehicles must pass through the project.  When notified of emergencies, use all equipment and make every necessary effort to expedite rapid passage.

Additional notices may be given through the Navigator System for selected projects.  Check the special provisions for those requirements.

(10/04/10)E78-Standard Modification

643-3.04 TRAFFIC CONTROL DEVICES.  Replace paragraphs 6, and 7 with the following:

Use only traffic control devices that meet the requirements of the "Acceptable" category in the American Traffic Safety Services Association (ATSSA) "Quality Guidelines for Temporary Traffic Control Devices" and meet crashworthiness requirements per Section 643-2.02.

Immediately replace any devices provided under this Section that are lost, stolen, destroyed, inoperable or deemed unacceptable while used on the project.  Stock repair parts for each Temporary Crash Cushion used on the project.  Repair damaged crash cushions within 24 hours.

Maintain pre-existing roadside safety hardware at an equivalent or better level than existed prior to project implementation until the progress of construction necessitates removing the hardware.  All existing hazards that are currently protected with roadside safety hardware or new hazards which result from project improvements shall be protected or delineated as required in the Plans, Specifications, and approved TCPs until permanent roadside safety hardware is installed.  All temporary roadside safety hardware shall meet NCHRP 350 or MASH, Test Level 3 unless otherwise noted.

(11/04/10)CR6432-Special Provisions

Replace paragraph 8 with the following:

Items paid under this Section remain the Contractor’s property unless stated otherwise.  Remove them after completing the project.

1.	Embankments.  Add the following:

Close trenches and excavations at the end of each continuous work shift, except as indicated by the Engineer.

3.	Fixed Objects.  Add the following:

Remove obstructions greater than 4 inches above the nominal foreslope grade at the end of each continuous work shift.

4.	Flagging.  Replace with the following:

Furnish trained and competent flaggers and all necessary equipment, including lighting of the flagging position during nighttime operations, to control traffic through the traffic control zone.  The Engineer will approve each flagging operation before it begins and direct adjustments as conditions change.

Flaggers must be certified as one of the following:

a.	Flagging Level I Certification by IMSA (International Municipal Signal Association)

b.	Flagger Certification by ATSSA (American Traffic Safety Services Association)

c.	Traffic Control Supervisor, ATSSA

d.	Work Zone Safety Specialist, IMSA

e.	ATSSA Flagging Instructor

Flaggers shall maintain current flagger certification.  Flaggers must be able to show their flagger certification anytime they are on the project.

Flaggers must maintain their assigned posts at all times, unless another qualified flagger relieves them, or the approved traffic control plan terminates the flagging requirements.  Remove, fully cover, or lay down flagger signs when no flagger is present.  Keep the flaggers' area free of encumbrances, such as parked vehicles, so that flaggers can be seen easily.

Provide approved equipment for two-way radio communications between flaggers when flaggers are not in plain, unobstructed view of each other.

Obtain the Engineer's written approval before flagging signalized intersections.  When you flag a signalized intersection, either turn off and cover the traffic signal or place it in the All-Red Flash mode.  Coordinate changing traffic signal modes and turning off or turning on traffic signals with the agency responsible for signal maintenance and operation and the Engineer.  Get their written approval in advance.  Only uniformed police officers are permitted to direct traffic in an intersection with an operating traffic signal.

6.	Street Sweeping and Power Brooming.  Replace with the following:

Keep free of loose material paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where the Contractor’s operations have deposited loose material.  Use equipment for brooming and sweeping as recommended by the manufacturer and the following:

Dirt, dust and construction materials, mobilized as a result of power brooming and or sweeping, shall not be pushed, ejected, thrown or drift beyond the lesser of, 2 feet from the equipment perimeter or the edge of the paved surface.

All equipment shall operate to typical industry standards.  Maintain equipment to operate as designed by the manufacturer.  Equipment will employ safety equipment, warning lights, and other as required by the Specifications and these Special Provisions.

Sweeper and Broom Options:  Table 643-4, Traffic Control Rate Schedule, Street Sweeping.

a.	Regenerative Sweeper:  Sweeper that blows a stream of air at the paved surface causing fine particles to rise and be caught through a vacuum system.

b.	Vacuum Sweeper:  Sweeper that creates a vacuum at the paved surface sucking dirt, dust, and debris into the collection system.

c.	Mechanical Broom Sweeper:  Sweeper designed to pick up and collect larger size road debris, stones and litter, etc.  In addition to the requirements noted in these Specifications, use of a mechanical broom sweeper requires the Engineer to approve the sweeper for the intended use.

d.	Power Broom:  Power brooming that wets, pushes and or ejects loose material directly into an attached collection/pickup container may be used when approved by the Engineer.  The added moisture will be contained to the paved roadway surface.

Dry Power Brooming is not permitted.  Power brooming without direct/immediate means of collection/pickup is not permitted.

(11/04/10)CR6431-Special Provisions

Add No. 9:

9.	Truck Mounted Attenuator (TMA).  TMAs are mounted on the rear of work vehicles.  TMA shall be mounted on a vehicle with a minimum weight of 15,000 pounds and a maximum weight in accordance with the manufacturer's recommendations.  TMA shall have an adjustable height so that it can be placed at the correct elevation during usage and to a safe height for transporting.  Approach ends of TMAs shall have impact attenuator markings in accordance with the MUTCD.  Do not use a damaged attenuator in the work.  Replace at your expense, an attenuator damaged from an impact during work.

Add No. 10:

10.	Parallel Guardrail Terminal.  The price listed in the Traffic Control Rate Schedule, Table 643-4, will be full compensation for the purchase, installation, maintenance during construction, removal, and salvaging the Parallel Guardrail Terminal unit(s).  Deliver the salvaged unit(s) to the nearest ADOT & PF Maintenance & Operations yard or as directed by the Engineer.

(11/04/10)CR6432-Special Provisions

643-3.05 AUTHORITY OF THE ENGINEER.  Replace the first sentence with:

When existing conditions adversely affect the public’s safety or convenience, the Contractor will receive an oral notice.  A written notice will follow the oral notice according to Subsection 105-1.01, Authority of the Engineer.

Add the following after the second sentence:

In no case shall this time exceed 24 hours.

(11/04/10)CR6431-Special Provisions

643-3.06 TRAFFIC PRICE ADJUSTMENT.  Add the following in the 2nd paragraph after the 2nd sentence:

Temporary crash cushions required to protect motorists from incomplete guardrail installations, as described in Section 606-5.01 is also an unauthorized lane reduction.

(11/04/10)CR6432-Special Provisions

Add the following after the 3rd paragraph:

Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, Adjustment Rates, for the time the roadway or pedestrian facility is in an unacceptable condition.

Replace Table 643-1 with the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0 – 5,000 | $ 30 |
| 5,000 + | $ 40 |

643-3.08 CONSTRUCTION SEQUENCING.  Replace the last sentence with:

Unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic during the times listed below.

1.	Monday through Friday:  0530 hrs to 0800 hrs and 1630 hrs to 1900 hrs.

2.	Around any Holiday:

a.	If a holiday falls on Sunday, Monday, or Tuesday, the above stipulations apply from 1200 hrs on the Friday before the holiday to 0300 hrs on the day after the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply from 1200 hrs on the Tuesday before the holiday to 0300 hrs on the Thursday after the holiday.

c.	If a holiday falls on Thursday, Friday, or Saturday, the above stipulations apply from 1200 hrs on the day before the holiday to 0300 hrs on the Monday after the holiday.

Lane restrictions, if allowed shall be conducted so that no more than a 5 minute accumulated stopped delay, 20 vehicles, or 1/8 mile (660 feet) of traffic is detained, whichever occurs first, before releasing the detained motorists.  During paving operations, a 10 minute stopped delay, 40 vehicles, or 1/4 mile (1320 feet) of traffic detained, will be allowed for motorists, except school buses.  If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released.

Obtain the local school bus schedule and coordinate work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.

(11/04/10)CR6431-Special Provisions

Add the following subsection:

643-3.10 LIGHTING OF NIGHT WORK.  Illuminate the night work areas specified in Table 643-3, Night Work Illumination Level, and Area of Coverage, to the light levels specified.

Table 643-3 does not provide a comprehensive list of operations that require lighting.  Provide lighting for other operations when necessary.

TABLE 643-3

NIGHT WORK ILLUMINATION LEVEL AND AREA OF COVERAGE

| Type of Work/Equipment | Lighting Configuration |
| --- | --- |
| Paving, Milling, Striping, Pavement Marking Removal, Rumble Strip Installation | At least two machine mounted balloon lights with a cumulative wattage of at least 4000 watts. Provide additional lights or wattage if necessary to provide complete coverage. |
| Rolling, Pavement Sweeping | At least four sealed beam halogen lamps in the front and four in the back. Each should be at least 55 watts. |
| Flagging | Two balloon lights of at least 2000 watts each located within 30 feet of the normal flagger location. Locate one on the right side of the road beyond the flagger and the other on the left side of the road in front of the flagger. |
| Truck Crossings (meaning where haul vehicles cross or enter a road): 1) Roads with ADTs over 10,000 2) That are controlled by portable signals or flaggers | Two Balloon lights of at least 2000 watts each located on the main road, one on the far right side of the intersection, the other on the near left. Locate lights within 30 feet of the edges of the side street. If there is a flagger at the crossing, locate the lights to also meet the requirements for flagging. |

Use balloon lighting as the main light sources.  Do not use floodlights without prior approval by the Engineer.  When approved, install floodlighting in a manner that minimizes glare for motorists, workers, and residents living along the roadway.  Locate, aim louver, and/or shield light sources to achieve this goal.

The Engineer shall be the sole judge of when glare is unacceptable, either for traffic or for adjoining residences.  When notified of unacceptable glare, modify the lighting system to eliminate it.

If the Contractor fails to provide the lighting equipment specified in Table 643-3 or provides lighting that creates unacceptable glare at any time, the Contractor shall cease the operations that require illumination until the condition is corrected.

Lighting equipment shall be in good operating condition and in compliance with applicable OSHA, NEC, and NEMA codes.

Provide suitable brackets and hardware to mount lighting fixtures and generators on machines and equipment.  Design mountings so lights can be aimed and positioned as necessary to reduce glare.  Locate mounting brackets and fixtures so they do not interfere with the equipment operator or overhead structures.  Connect fixtures securely in a manner that minimizes vibrations.

Ensure ground, trailer, and equipment mounted light towers are sturdy and freestanding without the aid of guy wires.  Towers shall be capable of being moved to keep pace with the construction operation.  Position ground and trailer mounted towers and trailers to minimize the risk of being impacted by traffic on the roadway or by construction traffic or equipment.

Raise trailer or equipment mounted lights to maximum height, except do not exceed the clearance required for overhead objects such as trees, aerial utilities, or bridges.  Aim and adjust lights to provide the required light levels.  Provide uniform illumination on the hopper, auger, and screed areas of pavers.  Illuminate the operator’s controls on machines uniformly.

Furnish each side of nonstreet legal equipment with a minimum of 75 square inches high intensity retroreflective sheeting in each corner, so at least 150 square inches of sheeting is visible from each direction.  Provide red sheeting on the rear of the equipment and yellow sheeting elsewhere.

Existing street and highway lighting and conventional vehicle headlights do not eliminate the need for the Contractor to provide lighting meeting the requirements of Table 643-3.

Provide sufficient fuel, spare lamps, spare generators, and qualified personnel to ensure that required lights operate continuously during nighttime operations.  Ensure generators have fuel tanks of sufficient capacity to permit operation of the lighting system for a minimum of 12 hours.  In the event of failure of the lighting system, discontinue the operation until the required level and quality of illumination is restored.

Maintain a supply of at least 20 emergency flares for use in the event of emergency or unanticipated situations.  Comply with local noise ordinances.

Provide NCHRP 350-compliant breakaway bases for post mounted electroliers located within the clear zone.

(03/15/06)ES14-Special Provisions

Add the following Subsection:

643-3.11 HIGH VISIBILITY GARMENTS.  Ensure all workers within project limits wear outer garments that are highly visible and comply with the following requirements:

1.	Standards.  Use high visibility garments conforming to the requirements of ANSI/ISEA 107-2004, Class 2 for tops or Class E for bottoms, and Level 2 retroreflective material.

2.	Labeling.  Use garments labeled in conformance with Section 11.2 of ANSI/ISEA 107-2004.

3.	Tops.  Wear high visibility vests, jackets, or coverall tops at all times.

4.	Bottoms.  Wear high visibility pants or coverall bottoms during nighttime work (sunset to sunrise).  Worksite traffic supervisors, employees assigned to traffic control duties, and flaggers wear high visibility pants or coverall bottoms at all times.

5.	Outer Raingear.  Wear raingear tops and bottoms conforming to requirements in this Subsection, 643-3.11.

6.	Exceptions.  When workers are inside an enclosed compartment of a vehicle, they are not required to wear high visibility garments.

7.	Condition.  Furnish and maintain vests, jackets, coveralls, rain gear, hard hats, and other apparel in a neat, clean, and presentable condition.  Maintain retroreflective material to Level 2 standards.

Payment for high visibility garments for workers is subsidiary to other traffic Pay Items.

(10/04/10)ES90-Standard Modification

643-4.01 METHOD OF MEASUREMENT.

Add No. 17:

17.	Hotline Road Report.  No measurement required to provide a 24 hour toll free (1-800 ###-####) “Hotline Road Report” telephone with a prerecorded message, and weekly notices with daily updates.  Work will be subsidiary to Pay Item 643(1) or 643(2), Traffic Maintenance.

(11/04/10)CR6431-Special Provisions

643-5.01 BASIS OF PAYMENT.

Add No. 17:

17.	Work Zone Illumination.  Payment for work zone illumination is subsidiary to other items. (03/15/06)ES14-Special Provisions

Add No. 18:

18.	High Visibility Garments.  Payment for high visibility garments for workers is subsidiary to other Pay Items.

(10/04/10)E82-Standard Modification

SECTION 644

ADDENDUM 3

ATTACHMENT A

SHEET 1

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

644-2.01 FIELD OFFICE.  Replace this subsection with the following:

Furnish and maintain a suitable office for the Engineer, available for occupancy from 2 weeks before beginning work, through 30 days after issuance of the notice of project completion as defined in Subsection 105-1.15.  The following office requirements shall be met:

1.	A minimum of 320 square feet of floor area.  The office area shall be divided so that it contains an office room separated by a closable door.  The office room shall have a minimum of 100 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 hertz power, with a minimum of 3 electrical outlets.

4.	A minimum of 18 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 5 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	[Deleted Text] Sanitary lavatory facilities serviced weekly [Deleted Text].

7.	Provide engineering communication services to the field office, Subsection 644-2.08.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within 3 miles of the project.

[Deleted Text]

Add the following subsection:

644-2.08 ENGINEERING COMMUNICATION.  Engineering Communications, minimum service includes:

a.	One phone line

b.	High speed internet service with modem (DSL or Cable)

644-4.01 BASIS OF PAYMENT.  Add the following:

All services described above will be subsidiary to 644(1) Field Office. Communication connection fees (initial connection) local calls, internet usage, providing equipment and disconnection are subsidiary to Pay Item 644(1) Field Office and as such are paid by the Contractor.

(04/19/12)PARKS-Special Provisions

Lump Sum Items. Payment for lump sum items will be made as follows:

1.	A percentage of the lump sum amount, to be determined by the Engineer, will be paid as full compensation for furnishing the facility at the site.

2.	The balance of the lump sum amount will be prorated over the anticipated active construction period with a portion included as part of each interim payment, for maintenance, repairs, providing all utilities, and for removing it from the site.  If anticipated construction period changes, the final increment will be held until final payment.

(01/27/07)E44-Standard Modification

SECTION 646

CPM SCHEDULING

646-2.01 SUBMITTAL OF SCHEDULE.  Replace this Subsection with the following:  Submit a detailed initial CPM Schedule at the preconstruction conference for the Engineer’s acceptance as set forth below.

The construction schedule for the entire Project shall not exceed the specified contract time.  Allow the Engineer fourteen (14) days to review the initial CPM Schedule.  Revise promptly. The finalized CPM Schedule must be completed and accepted before beginning work on the Project.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.

Delete item 2.  60-Day Preliminary Schedule.

Replace the first sentence of item 3. Schedule Updates. with the following:  Hold job site progress meetings with the Engineer for the purpose of updating the CPM Schedule.  Meet with the Engineer monthly or as deemed necessary by the Engineer.

(12/13/02)R261-Special Provision

Add the following Section:

SECTION 647

EQUIPMENT RENTAL

647-1.01 DESCRIPTION. This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The Engineer will provide direction to the Contractor’s supervisory personnel only, not to the operators or laborers.  In no case shall direction by the Engineer be construed as making the Department liable for the Contractor’s responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED.  In the performance of this work, furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of equipment to be furnished and used shall be, as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

Equipment shall be in first class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

Equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL. Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  Personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

Furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.

647-3.01 CONSTRUCTION REQUIREMENTS.  The performance of the work shall be according to the instructions of the Engineer, and with recognized standards and efficient methods.

Furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall begin, continue, and stop the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer.  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor’s representative at the end of each shift, and a copy will be provided to the Contractor’s representative.

647-4.01 METHOD OF MEASUREMENT.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment is actually engaged in the performance of work in the designated areas according to the direction of the Engineer.  The pay time will not include idle periods,  time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the work site project will not be authorized for payment.

647-5.01 BASIS OF PAYMENT.  Payment for Item 647(2) Wide Pad Dozer, 65 HP Minimum  and 467 (6) Hydraulic Excavator, 1 CY, 100 Hp, Minimum will be paid at the contract price for the number of hours required to complete the work according to the Engineer’s direction.  This shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for incidental costs related to the equipment. Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to extra compensation.

Payment will be made under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 647(2) Wide Pad Dozer, 65 HP Minimum | - Hour |

(08/24/05)R15-Special Provision

Add the following Section:

SECTION 650

PARK FACILITIES

650-1.01 	DESCRIPTION.  This work shall consist of furnishing, constructing and placing park facilities in conformance with the plans and Special Provisions.

650-1.02	APPLICABLE ACCESSIBILITY STANDARD.  Americans with Disabilities Act (ADA) Accessibility Guidelines for Buildings and Facilities.

650-1.03	SUBMITTALS AND SUBSTITUTIONS.  Conform to Subsection 106-1.01.

### MATERIALS

650-2.01 	GENERAL.  All materials shall be new and conform to the details shown on the plans or as specified.

650-2.02	BACKFILL.  Selected Material, Type A conforming to Subsection 703-2.07.

650-2.03	CONCRETE.  5-Sack and 6-Sack Concrete conforming to Section 501.

650-2.04	STRUCTURAL STEEL.  Structural steel shall conform to the requirements of ASTM Specification A36 (Standard Specification for Carbon Structural Steel).

650-2.05	GALVANIZING.  Conform to AASHTO M111/ASTM A123 (Standard Specification for Zinc [Hot-Dip Galvanized] Coatings on Iron and Steel Products), or AASHTO M232/ASTM A153 (Standard Specification for Zinc Coating[Hot-Dip] on Iron and Steel Hardware). Repair damaged galvanizing by using low melting point zinc repair rods in conformance with ASTM A780-00 (Standard Practice for Repair of Damaged and Uncoated Areas of Hot-Dip Galvanized Coatings).

650-2.06	LUMBER.  Conform to Section 713.  Wood species shall be Douglas Fir or Hem-fir unless otherwise specified.

1.	Dimensional.  Dimensional lumber and timbers are shown on the plans in nominal dimensions, i.e.; 2x4, indicating surfaced four sides (S4S) or planed material.  Use classification for light framing shall be Construction Grade.  Use classification for structural joists and planks shall be No. 2 Grade or Better.  Manufacturing classification shall be Dressed (Surfaced) Lumber. Size classification shall be Nominal Size Designations of Boards, Dimension, and Timbers.

2.	Rough Cut.  Unless otherwise indicated, rough cut lumber and timbers are shown on the plans in actual dimensions, i.e.; 2"x4", indicating rough cut material. Use classification shall be Structural Lumber, No. 2 Grade or Better. Manufacturing classification shall be Rough Lumber.  Size classification shall be Rough Dry Sizes.

650-2.07	TREATED LUMBER.  Wood species conforms to Subsection 650-2.06.

Treatment shall be as follows:

1.	Above Ground Applications. Preservative pressure treatment shall conform to Section 714.  Pressure treat with preservative Ammonical Copper Quat - Type A,B,C, or D(ACQ-A,B,C, or D) or Copper Azole – Type A (CBA-A).  Minimum retention shall be 0.40 pounds per cubic foot or to refusal. Treated materials shall be uniformly brown in color and nonincised.  This type of treated lumber is commonly used for residential decks for above ground applications.   Incising may be used on 4x and thicker material to obtain minimum retention.

2.	Ground Contact Applications. Preservative pressure treatment shall conform to Section 714.  Pressure treat with preservative Ammonical Copper Quat - Type A,B,C, or D(ACQ-A,B,C, or D) or Copper Azole – Type A (CBA-A).  Minimum retention shall be 0.60 pounds per cubic foot.    Exposed treated materials shall be pigmented uniformly brown in color by manufacturer.

650-2.08	RECYCLED PLASTIC LUMBER.  Recycled plastic lumber shall contain a minimum of 90% recycled HDPE.  Recycled plastic lumber shall have a minimum flexural strength of 1355 psi and compressive strength of 1420 psi as determined by ASTM D6109-97, minimum specific gravity of 0.861 g/cc as determined by ASTM D6111-97, and a maximum thermal expansion of 0.000033 inch/inch/degree F as determined by ASTM D6341-98.  The lumber shall also incorporate an ultraviolet stabilizer at the time of manufacturing.  Color shall be as determined by the Engineer.

650-2.09	METAL ROOFING.  Exposed fastener metal roof system with panel base metal steel conforming to ASTM A-446, Grade 80, (80,000 psi minimum tensile strength) with a protective coating of zinc-aluminum alloy conforming to ASTM A-924/ASTM A-792, 45 percent zinc and 55 percent aluminum by weight applied to a thickness of 1.9 mils.  Alternate coatings proposed for substitution will not be accepted.  Exterior paint finish to be a 0.8 mil Acrylic Emulsion finish coat over a 0.2 mil baked-on acrylic primer.  Exterior color to match Denali Green by IMSA Building Products Inc.  Interior paint finish to be a 0.25 mil off-white backer over a 0.15 mil baked-on acrylic primer.

1.	Roof Panels.  Minimum 29 gauge, 36 inch net width panel with 9 inch on center roll-formed profile pattern consisting of three evenly spaced ribs, one tall rib followed by two shorter ribs.

2.	Gable Trim and Universal Ridge.  Shall be approximately 6 inches wide.

3.	Closure Strips.  Polyethylene foam type to fit panel profile or 1 inch by 1 inch universal closures.

4.	Sidelap Mastics.  Closed cell neoprene butyl.

5.	Fasteners.  Metal to wood fasteners as recommended by the manufacturer.  Fastener length should assure penetration of at least one inch into the wood.  Fastener heads shall be pre-painted the same color as roof panels.

650-2.10 	FASTENERS.  Commercial quality and type of nails and screws as required to securely hold all members in place in accordance with National Design Specifications (NDS).  Nails shall be hot dipped galvanized.  All other fasteners shall be corrosion resistant.  Fasteners in pressure treated wood shall be hot dipped galvanized.  Nails and wood screws below grade in pressure treated wood shall be stainless steel.

650-2.11	STANDARD PARK PADLOCK.  Master Lock No. 1 with 5/16 inch shackle diameter, 15/16 inch vertical clearance, 3/4 inch horizontal clearance, 1-3/4 inch case width, and keyed alike to a key number provided by the Engineer specific to the Park area.  Provide two keys with each padlock.

650-2.12	PAINT.  Unless otherwise specified, use the following paint types and colors, or approved equals:

1.	Solid Oil Stain.  Exterior oil/alkyd flat finish stain, color “Russet”.  DF7XX as manufactured by Fuller O’Brien / Devoe Products, Sun-Proof Solid Alkyd/Oil Stain (77-1354) as manufactured by Pittsburgh Paint Company, Behr Plus 10 Solid Stain, Rural Manor II Solid Color Stain (714401x) as manufactured by Rodda Paint Co., or approved equivalent.  Submit color samples of proposed substitutions for approval.

2.	Semi-Transparent Oil Stain.  Exterior alkyd based stain, color to match solid oil stain “Russet”.  Stains for pressure treated wood shall be recommended by manufacturer for use on pressure treated wood.

3.	Clear Oil Stain.  Non-pigmented penetrating exterior alkyd base stain formulated for water repellency.

4.	Metal Primer Paint.  As recommended by enamel paint manufacturer.

5.	Enamel Paint.  Exterior alkyd base gloss enamel.  Color to match solid oil stain color.

6.	Concrete Sealer.  Clear acrylic copolymer conforming to AASHTO M148/ASTM C 309 (Standard Specification for Liquid Membrane-Forming Compounds for Curing Concrete, for Type 1 Compounds).

7.	Above Ground Wood Preservative.  Brown preservative with active ingredient of minimum 9.08 percent copper naphthenate (equivalent to minimum 1 percent metallic copper).  Color to be approved by Engineer.

8.	Below Ground Wood Preservative. Preservative with active ingredient of minimum 16 percent copper naphthenate (equivalent to minimum 2 percent metallic copper).

9.	End Cut Preservative for Treated Wood.  Brown preservative with active ingredient of minimum 10 percent copper naphthenate (equivalent to minimum 1 percent metallic copper).  Color to match preservative pressure treatment color.

Paint that has been frozen or is out of date shall be replaced at no additional cost to the Department.

650-2.13	SIGNS.  Fabricate sign panels to the dimensions shown on Plans.  Metal sign panels shall be 0.125 inch thick alloy 6061-T6, 5052-H36, or 5052-H38 aluminum.  Wood sign panels shall be medium density overlay (MDO) plywood.  Signs shall have Type II (medium intensity) reflective sheeting background with color as specified.  White high intensity sheeting for symbols, letters, and borders shall match 3M Scotchlite Reflective Sheeting #3290.  Brown medium intensity sheeting for background shall match 3M Scotchlite Reflective Sheeting #3279.

650-2.14 	PICNIC TABLE. Lumber dimensions shall meet dimensions shown on Standard Drawing C-1, Picnic Table, which typically vary from manufactured kits.  Steel picnic table frames shall have 2-3/8 inch O.D. galvanized pipe legs with minimum 1/8 inch wall thickness, and galvanized hardware as follows:

2 each	 	Welded Pipe End Frame

2 each	 	Pipe Brace (minimum 15/16 inch O.D.) with bolts, washers, and nuts.

1 each 	Table Top Center Channel or Angle (minimum 1/8 inch)

26 each	3/8 inch x 2-1/4 inch Carriage Bolt with nut and washers.

Note:  Hardware dimensions may vary according to model and manufacturer.

Listed below are possible sources of picnic tables. It is the responsibility of the Contractor to ensure that the above fabrication requirements are met and that the final product is in conformance with DPOR Standard Drawing C-1.

Iron Mountain Forge / Little Tykes		Pilot Rock

P.O. Box 897						R.J. Thomas Manu. Co, Inc.

One Iron Mountain Drive				P.O. Box 946

Farmington, MO  63640	 			Cherokee, Iowa  51012

800-325-8828					800-762-5002

Game Time       					Gerber Manufacturing, Inc.

626 128th Street SW, #104-A		2917 Latham Drive

Everett, Washington  98204 		Madison, WI  53713

800-541-0869					(800) 393-9923

Seat and table top lumber shall be recycled plastic lumber conforming to subsection 650-2.08.

Steel reinforcement plates and angle iron shall be galvanized.

The tie down anchor system shall consist of 3/16-inch diameter high strength galvanized steel tie down cable with an earth driven anchor.  Earth driven anchor shall be Duckbill Earth Anchor model 68-ATI as manufactured by Foresight Products, LLC, Commerce City, Colorado, or approved equivalent.

Provide one standard Park padlock for each table.

650-2.15 	ROUND FIREPIT. Large group firepit with heat shield shall be the following or approved equivalent:

Manufacturer:	Pilot Rock (R.J. Thomas Manufacturing Co., Inc.

Cherokee, Iowa

(800) 762-5002

www.pilotrock.com

Product:	Accessible Fire Ring

Model:	FS-30/24/PA

Heat Sheild:	HS-F

Plate Steel Thickness (Min.):	3/16 inch

Aggregate Base Course shall conform to Section 703 for Grading D-1.

650-2.16 	LARGE GROUP FIREPIT. Round firepit with heat shield shall be the following or approved equivalent:

Manufacturer:	Pilot Rock (R.J. Thomas Manufacturing Co., Inc.

Cherokee, Iowa

(800) 762-5002

www.pilotrock.com

Product:	Large Group Firering

Model:	O-34/TB

Heat Sheild:	HS-F

Plate Steel Thickness (Min.):	3/16 inch

Aggregate Base Course shall conform to Section 703 for Grading D-1.

650-2.17 	SINGLE ENTRANCE GATE.  Conform to Standard Drawing G-1, Single Entrance Gate.  High intensity reflective sheeting for gates shall match 3M Scotchlite Reflective Sheeting #3820 and have alternating red and white 4 inch wide stripes sloping downward at an angle of 45 degrees.  Provide one standard Park padlock for each gate.

650-2.18 	DOUBLE ENTRANCE GATE.  Conform to Standard Drawing G-2, Double Entrance Gate.  High intensity reflective sheeting for gates shall match 3M Scotchlite Reflective Sheeting #3820 and have alternating red and white 4 inch wide stripes sloping downward at an angle of 45 degrees.  Provide two standard Park padlocks for each gate.

650-2.19 	REMOVABLE BARRIER POST.  Conform to Standard Drawing P-5, Barrier Rail, Barrier Post, and Removable Barrier Post.  Posts shall be treated rough cut wood.  Steel for post sleeve shall conform to subsection 650-2.04.  Provide a padlock for each post.

650-2.20 	CONCRETE PARKING BUMPER.  Conform to Standard Drawing P-6, Parking Bumper.

650-2.21 	BARRIER ROCK/SEAT ROCK.  Barrier rocks shall be 3 to 5 feet in diameter when measured in every direction.  Seat rocks are barrier rocks that have one relatively flat surface and can be use for a seat when installed in the ground.  Seat rocks shall be selected by the Engineer from the Contractor's rock source.

650-2.22	ENTRANCE SIGN.  Conform to Standard Drawing S-3C, Entrance Sign.  Sign board will be installed by others.  Aluminum for back plate to conform to alloy 6061-T6, 5052-H36, or 5052-H38.  Provide one pin-in-head torx machine bolt driver per sign.  Column bases shall be corrosion resistant and embedded in wet concrete for subsequent connection of wood post to concrete footing.  Size column base to dimension of post. Posts shall have commercially fabricated column bases inset a maximum of 1/2 inch.  If commercial bases can’t meet the 1/2 inch requirement, custom fabricate full dimension column bases.  Stirrup shall be provided with holes for two galvanized bolts with washers.  Similar to Simpson CB88R.

| Post Size | Base Plate Gage & Dimension | Stirrup Material | Post Bolts | Allowable Uplift Load |
| --- | --- | --- | --- | --- |
| 8" X 8" | 7 ga & 8" X 8" | 3 ga x 3" strap | 2 each 3/4" | 6,650 pounds |

650-2.23	ORIENTATION KIOSK.  Conform to Standard Drawing S-10D, Orientation Kiosk.  Interpretive panel frame and bulletin board frame shall be surfaced four sides clear cedar.  Metal Roof shall conform to subsection 650-2.09.

Column bases shall be corrosion resistant and embedded in wet concrete for subsequent connection of wood post to concrete footing.  Size column base to dimension of post. Posts shall have commercially fabricated column bases inset a maximum of 1/2 inch.  If commercial bases cannot meet the 1/2 inch requirement, custom fabricate full dimension column bases.  Stirrup shall be provided with holes for two galvanized bolts with washers.  Similar to Simpson CB88.

| Post Size | Base Plate Gage & Dimension | Stirrup Material | Post Bolts | Allowable Uplift Load |
| --- | --- | --- | --- | --- |
| 8 X 8 | 7 ga & 7-1/2" X 7-1/2" | 3 ga x 3" strap | 2 each 3/4" | 6,650 pounds |

Column caps to connect front posts to front horizontal beam shall be corrosion resistant.  Size column cap to dimension of the timbers.  If commercial column caps cannot meet the timber dimensions, custom fabricate full dimension column caps.  Install with manufacturer recommended fasteners.  Similar to Simpson BC8.

| Beam Size / Post Size | Beam Flange Gage & Dimension | Post Flange Gage & Dimension | Allowable Uplift Load | Allowable Lateral Load |
| --- | --- | --- | --- | --- |
| 8 X 8 / 8 X 8 | 18 ga & 7-1/2" X 7-1/2" | 18 ga & 7-1/2" X 7-1/2" | 1,800 pounds | 2,000 pounds |

Face mount hangers to connect the side horizontal beam to the front posts shall be corrosion resistant.  Size hangers to dimension of the timbers.  If commercial hangers cannot meet the timber dimensions, custom fabricate full dimension hangers.  Hangers shall have concealed flanges.  Install with manufacturer recommended fasteners to achieve the allowable uplift load specified below.  Similar to Simpson HUC88.

| Beam Size / Post Size | Beam Flange Gage & Dimension | Post Flange Gage & Height | Allowable Uplift Load |
| --- | --- | --- | --- |
| 8 X 8 / 8 X 8 | 14 ga & 7-1/2" X 2-1/2" | 14 ga & 6-5/8" | 1,285 pounds |

Corner bracket to connect the side horizontal beams to the rear posts and rear horizontal beam shall be custom fabricated as shown on the Standard drawing.

Hurricane tie to secure roof trusses to horizontal front and rear beams shall be 18 gauge steel and corrosion resistant.  Install with manufacturer recommended fasteners to achieve 320 pounds minimum uplift load and 105 pounds minimum lateral load.  Similar to Simpson H3.

650-2.24	INTERPRETIVE SIGN, TYPE E.  Conform to the Plan details.  Provide one pin-in-head torx machine bolt driver per sign.

650-2.25	TRAIL SIGN, TYPE C.  Posts shall be rough cut wood.

650-2.26	CAMPSITE MARKER.  Conform to the Plan details. Signs shall conform to Section 615.

650-2.27	CREATIVE PLAY AREA. Logs will be selected from trees within the project limits by the Engineer.

The driven earth anchor system shall consist of 3/16-inch diameter high strength galvanized steel tie down cable with an earth driven anchor.  Earth driven anchor shall be Duckbill Earth Anchor model 68-ATI as manufactured by Foresight Products, LLC, Commerce City, Colorado, or approved equivalent.

Barrier Rocks will be selected from existing rocks within the project limits by the Engineer.

Sand shall conform to Subsection 703-2.15.

650-2.28	INTERPRETIVE SIGN, TYPE D (ADDITIVE ALTERNATIVE NO. 2). Conform to the Plans for Interpretive Sign, Type D.  Aluminum for back plate to conform to ANSI 6061-T6. Provide one pin-in-head torx machine bolt driver per sign.  Rough cut posts shall have commercially fabricated column bases inset of 1/2 inch.  If commercial bases cannot meet the 1/2 inch requirement, custom fabricate column bases to allow a tight fit between the posts after column bases are installed.  Stirrup shall be provided with holes for two galvanized bolts with washers.  Similar to Simpson CB66.

| Post Size | Base Plate Gage & Dimension | Stirrup Material | Post Bolts | Allowable Uplift Load |
| --- | --- | --- | --- | --- |
| 6” X 6” | 7 ga & 5-1/2" X 5-1/2" | 7 ga x 3" strap | 2 each 5/8" | 4,200 pounds |

650-2.29	Bicycle Rack.  Steel pipe shall be hot dip galvanized after fabrication, in accordance with 650-2.05.  Concrete shall be 5 sack.

### CONSTRUCTION REQUIREMENTS

650-3.01 	GENERAL. The location shown on the drawings for park facilities placement are approximate.  The Engineer will field locate park facilities at the time of construction.

650-3.02	EXCAVATION AND BACKFILL.  Conform to the requirements of Section 204 and the details on the plans.

650-3.03	CONCRETE.  Conform to the requirements of Section 501 and the details on the plans.

650-3.04	STRUCTURAL STEEL.  Welding to conform to American Welding Society D1.1.

650-3.05	WOOD.  Competent carpenters shall be employed and all framing shall be true and exact.  Unless otherwise specified, nails and spikes shall be hand driven with just sufficient force to set the heads flush with the surface of wood.  Power nail guns are prohibited.  All non-removable shipping, storage, weathering and erection marks on fabricated lumber shall be hidden from view in the completed work.  Use of damaged lumber shall not be allowed.  Store on-site lumber above the ground and protected from damage and weathering.

Holes for round drift-bolts and dowels shall be bored with a bit 1/16 inch smaller in diameter than that of the bolt or dowel used.  Holes for machine and carriage bolts shall be bored with a bit of the same diameter as that of the bolt.  Holes for lag screws shall be bored with a bit not larger than the body of the screw at the root of the thread.

Unless otherwise specified, USS flat washers shall be used in contact with all bolt heads and nuts that would otherwise be in contact with wood.

650-3.06  METAL ROOFING. Store sheets and other roofing components above the ground and keep dry.  Metal roofing shall not come into contact with lead, aluminum, copper, alkalines, fertilizers, or acids.  Panels shall be clean and unmarked during and after erection.

Place roofing felt over 2x6 T&G.  Lap felt 4 inches minimum at sides and top and 10 inches at ridge.

Position first roof panel at gable end away from prevailing wind and check for alignment with building structure.  Panels shall overhang sheathing at eave, as shown on the drawing, as a drip edge.  Sidelap mastic shall be installed continuously along edge of panels.  Do not place fasteners through the sidelap mastic.  Install wood-metal screws at 24 inches on center at major ribs and stitch screws at 12 inches on center at sidelaps.

Align roof panels correctly prior to ridge cap installation.  Install closure strips under ridge cap and fasten through cap, closure strips, and roofing at each major rib.

Install closure strip under panel prior to flashing installation.  Fasten at 12 inches on center with stitch screws.

Apply gable trim to both roof ends.  Fasten at top and sides at 24 inches on center.

650-3.07 	PAINT.  Deliver in sealed containers with labels legible and intact.  Remove dirt, grease, oil and other construction debris prior to painting.  Ensure that surfaces to be painted are even, smooth, sound, clean, dry, and free from defects affecting proper application.  Metal surfaces to receive paint shall be corrosion free. Apply per manufacturer's recommendations.  Apply paint material evenly without runs, sags, or other defects.  Work each coat into the material being coated at an average rate of coverage recommended by the manufacturer.  Cover surfaces completely to provide uniform color and appearance.  Remove all paint, stain, or other finish material where it has spilled or spattered.

1.	General.  Unless otherwise specified, schedule finishes as follows:

a.	Non-Treated Wood, Surfaced.  Finish surfaces not scheduled to receive stain or clear oil stain with wood preservative.

b.	Non-Treated Wood, Rough Cut.  Saturate below and above ground surfaces not scheduled to receive stain with wood preservative.

c.	Treated Wood, Hidden.  Dado cuts, cut ends, drilled holes and field cuts in wood materials shall be brush coated to saturation with end cut preservative.

d.	Treated Wood, Exposed.  Saturate cut surfaces with scheduled finish. Finish surfaces not scheduled to receive stain with wood preservative.

e.	Concrete and Masonry.  Seal exposed surfaces.

f.	Metal.  Prime and paint exposed metal surfaces as required.  Finish is not required for fasteners that are galvanized or corrosion resistant.

2.	Picnic Table.

a.	Recycled Plastic Lumber. No Finish Required

b.	Metal.  Galvanized, No Finish Required

3.	Large Group Firepit.

a.	Metal.  Manufacturer applied high temperature, non-toxic black enamel paint.

4.	Round Firepit.

a.	Metal.  Manufacturer applied high temperature, non-toxic black enamel paint.

5.	Single Entrance Gate.

a.	Metal.  Primer and Heavy Duty Aluminum Enamel Paint

6.	Double Entrance Gate.

a.	Metal.  Primer and Heavy Duty Aluminum Enamel Paint

7.	Removable Barrier Post.

a.	Wood.  Clear Oil Stain

b.	Metal.  Primer and Enamel Paint

8.	Concrete Parking Bumper.

a.  Concrete.  Sealer

9.	Orientation Kiosk.

a.	Interp/Bulletin Board Frame and Exposed T&G Wood.  Clear Oil Stain

b.	Other Wood.  Semi-Transparent Oil Stain

c.	Metal.  Primer and Enamel Paint

d.	Bulletin Board Sound Board.  Off White Flat Latex Paint

10.	Interpretive Sign, Type E.

a.	 Wood.  Solid Oil Stain

b.	 Metal.  Primer and Enamel Paint

11.	Trail Sign, Type C.

a.	Wood.  Semi-Transparent Oil Stain

12.	Campsite Marker.

a.	Wood.  Semi-Transparent Oil Stain

13.	Interpretive Sign, Type D (Additive Alternative No. 2)

a.	 Wood.  Semi-Transparent Oil Stain

b.	 Back Plate.  Aluminum, No Finish Required

c.	 Other Metal.  Primer and Enamel Paint

650-3.08 	PICNIC TABLE.  Construct in accordance with Standard Drawing C-1, Picnic Table.  Bury anchor a minimum of 2-1/2 feet.  Wrap anchor cable around table braces at center of table and connect back to cable with padlock.

650-3.09	ROUND FIREPIT.  Install per manufacturer’s recommendations.  Firepit shall be anchored to the ground by factory supplied 1/2-inch diameter “U” shaped steel rods (pin anchors) embedded into 15-inch deep concrete footings.

Place 9 inch compacted depth of aggregate base course inside the firepit.

650-3.10	ROUND FIREPIT.  Install per manufacturer’s recommendations.  Firepits shall be anchored to the ground by factory supplied 1/2-inch diameter “U” shaped steel rods (pin anchors) embedded into 15-inch deep concrete footings.

Place 9 inch compacted depth of aggregate base course inside the firepits.

650-3.11 	SINGLE ENTRANCE GATE.  Construct in accordance with Standard Drawing G-1, Single Entrance Gate.

650-3.12 	DOUBLE ENTRANCE GATE.  Construct in accordance with Standard Drawing G-2, Double Entrance Gate.

650-3.13 	REMOVABLE BARRIER POST.  Construct in accordance with Standard Drawing P-5, Barrier Rail, Barrier Post, and Removable Barrier Post.  Install signs as shown on the plans.  Attach signs with four #12 x 1-3/4 inch round head stainless steel one-way tapping screws, one in each corner.

650-3.14 	CONCRETE PARKING BUMPER.  Construct in accordance with Standard Drawing P-6, Parking Bumper.

650-3.15 	BARRIER ROCK/SEAT ROCK. Place barrier rocks 4 feet apart, edge to edge, with approximately 20 percent of the height of each rock set below ground level.  When finish surface is pavement or concrete, place barrier rocks prior to paving or pouring operations.  Cutting pavement to place barrier rocks and then patching is not acceptable.

Place seat rocks with 18 to 24 inch seat height and a minimum of 20 percent of the height of rock set below ground level.

650-3.16 	ENTRANCE SIGN.  Construct in accordance with Standard Drawing S-3, Entrance Sign.

650-3.17	ORIENTATION KIOSK.  Construct in accordance with Standard Drawing S-10D, Orientation Kiosk.

650-3.18	INTERPRETIVE SIGN, TYPE E.  Construct in accordance with the Plans.

650-3.19	TRAIL SIGN, TYPE C.  Construct in accordance with the Plans.

650-3.20	CAMPSITE MARKER.  Construct in accordance with the Plans.

650-3.21	CREATIVE PLAY AREA. Construct in accordance with Plans.  Location of the creative play area will be determined by the Engineer.  Delimb logs prior to installation.  Drive earth anchor to minimum depth as shown on the Plans.  Wrap cable around log and fasten to itself using a compression sleeve.  Bury barrier rocks approximately 20 percent of the height of each rock below ground level.

650-3.20	BICYCLE RACK.   Bending of steel pipe to achieve required shape shall only be allowed if the contractor can demonstrate to the satisfaction of the Engineer that the original pipe cross section can be maintained throughout the bend.

650-4.01 	METHOD OF MEASUREMENT.  Park facilities with the unit measure each will be measured by the actual number of facilities completed and accepted.

Excavation and embankment for park facilities outside the limits shown on the plans will be measured for payment only if directed by the Engineer.  Excavation and backfill required for items paid for under this Section will not be measured for payment.

Seat rocks at Orientation Kiosk will be subsidiary to that item and will not be measured separately for payment.

All work required to construct the Creative Play Area will be subsidiary to that item and will not be measured separately for payment.  Barrier rocks, logs, and driven earth anchors will be subsidiary to Creative Play Area and will not be measured separately for payment.

650-5.01 	BASIS OF PAYMENT.  The accepted quantity of park facilities will be paid for at the contract unit price per unit of measurement for the type specified completed in place, and listed below excluding all clearing, grubbing, topsoil and crushed aggregate base course, which shall be paid for separately at contract unit prices.

ADA Accessible models of a park facility item will be compensated at the same unit price as the standard model.

Payment will be made under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 650(1) Picnic Table | - Each |
| - 650(4B) Round Firepit | - Each |
| - 650(4A) Large Group Firepit | - Each |
| - 650(8) Single Entrance Gate | - Each |
| - 650(9) Double Entrance Gate | - Each |
| - 650(17) Concrete Parking Bumper | - Each |
| - 650(20) Removable Barrier Post | - Each |
| - 650(21A) Relocate Barrier Rock | - Each |
| - 650(38) Entrance Sign | - Each |
| - 650(39B) Orientation Kiosk | - Each |
| - 650(40D) Interpretive Sign, Type D | - Each |
| - 650(40E) Interpretive Sign, Type E | - Each |
| - 650(41C) Trail Sign, Type C | - Each |
| - 650(42) Campsite Marker | - Each |
| - 650(53) Creative Play Area | - Lump Sum |
| - 650(54) Bike Rack | - Each |

(11/15/08)PARKS-Special Provision

Add the follow Section:

SECTION 651

WASTEWATER SYSTEM

    - DESCRIPTION.  Furnishing all materials, equipment, and labor necessary to construct a Wastewater System as shown on the Plans.

### MATERIALS

    - BACKFILL.  Selected Material, Type A conforming to Section 703-2.07.

    - DRAIN HATCH.  Shall be OPW 269-0085 Sanitary Tank Hatch as manufactured by OPW; phone 1-800-422-2525, or approved equal.

651-2.03  HIGH DENSITY POLYETHYLENE PIPE (HDPE).  HDPE pipe shall be used to provide wastewater conduit from the wash down basin drain hatch to the holding tank.  HDPE pipe and fittings shall be ASTM 3408 SDR 11 HDPE pipe.

651-2.04 HOLDING TANK.  Uniform Plumbing Code (current adopted edition) requirements.  Fabricate with 3/16 inch steel in conformance with holding tank detail on the Plans.  Coat tank inside and outside with an approved bituminous sealant.  Alternative tank design may be used upon approval from the Project Engineer.

651-2.05  MANHOLE COVER.  Fabricate using 3/16 inch steel and coat with same bituminous sealant used on holding tank.  Cover must firmly attached to manhole flange and provide a watertight fit.

651-2.06  HOLDING TANK INSPECTION/CLEANOUT PIPE.  Schedule 40 PVC pipe.

651-2.07  HOLDING TANK INSPECTION/CLEANOUT PIPE CAP.  Lockable cap, Clay and Bailey Fillcap 232 Series as manufactured by Clay and Bailey Mfg. Co., Kansas City, MI, or approved equal.

651-2.08  LIQUID LEVEL APPARATUS.  Manufactured by Anchorage Tank & Welding, Inc., or approved equal.

651-2.09  LIQUID LEVEL ALARM.  Orenco Systems, Inc. AMSENTI II-W Liquid Level Alarm or approved equal.  Liquid level alarm shall be battery powered and have NEMA 4X rated enclosure.

651-2.10  REINFORCING STEEL.  Shall be grade 60.

651-2.11  CONCRETE.  6-Sack Concrete conforming to Section 501.

651-2.12  PIPE FITTINGS.  Manufactured by Fernco, Nibco, or other approved manufacturer.  Use fittings suited for burial and fasten with T-316 stainless steel clamps.

651-2.13  STANDARD PADLOCK.  Master Lock No. 1 with 5/16 inch shackle diameter, 15/16 inch vertical clearance, 3/4 inch horizontal clearance, 1-3/4 inch case width, and keyed alike to a key number provided by the Engineer specific to the Park area.  Provide two keys.  Provide one padlock for every lockable pipe cap and drain hatch.

### CONSTRUCTION REQUIREMENTS

651-3.01  SITE WORK.  Excavation and backfill shall conform to Subsection 204-3.01 and the details on the plans.  Excavate to a depth of 12 inches below bottom of tank and backfill with material conforming to 651-2.01.  For bedding and backfill, to a depth of 12 inches below bottom of tank to 12 inches above top of tank, material shall also pass the 3 inch sieve.  Utilize native material for the remainder of the backfill.

651-3.02 	GENERAL.  Install wastewater system flow lines, excavation, bedding, and backfill accurately to the planned line and grade and keep clean of all foreign matter.  Install all piping and connections with suitable fittings, couplings, connectors, and adapters per the plans, specification, and manufacturers' recommendations.

651-3.03	HOLDING TANK INSTALLATION.  Furnish and install a holding tank and related appurtenances in accordance with the plans and specifications.  Repair scrapes, dents, or any other type of tank or coating damage prior to installation.  Install inspection/clean out pipe caps flush with the finish ground surface.  Place and compact holding tank bedding and backfill in accordance with Subsection 204-3.01.  Testing requirements shall conform to Subsection 106-1.03.

651-3.04  LIQUID LEVEL ALARM.  Install alarm and the liquid level apparatus in accordance with manufacturer’s recommendations and the details on the Plans.  Attach alarm to the side of the apparatus using approved tamper proof one-way screws.  Provide one 9 volt battery for the alarm.

651-3.05  CONCRETE BASIN.  Install in accordance with the plans.  Provide tight fit at junction of drain hatch, pipe and concrete.  Apply hard trowel finish to concrete.

651-4.01 	METHOD OF MEASUREMENT.  Wastewater System is a lump sum item and will not be measured directly for payment.  System components and items necessary to complete an operational system will be considered subsidiary to this item and will not be measured separately for payment.  This item will be considered complete when it is operational.  Excavation and backfill of the holding tank will be a subsidiary obligation.

651-5.01 	BASIS OF PAYMENT. Wastewater System will be paid for at the contract lump sum price.

Payment will be made under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 651(2) Wastewater Holding Tank | - Lump Sum |

(02/16/10)PARKS-Special Provision

Add the following Section:

### SECTION 652

WATER WELL

652-1.01 	DESCRIPTION.  The work shall consist of furnishing all materials, equipment, and labor to construct a water well.  Installation of a well screen will be included if ordered by the Engineer.

652-1.02 	APPLICABLE STANDARD DRAWINGS.

Standard Drawing No.		Standard Drawing Name

U - 1A				Hand Pump Water Well

### MATERIALS

652-2.01 	GENERAL.  All materials shall be new and conform to the details shown on the Plans or Specifications.

652-2.02  BACKFILL.  Selected material, Type A conforming to Subsection 703-2.07.

652-2.03  AGGREGATE BACKFILL.  Aggregate base course, grading D-1 conforming to Section 301.

652-2.04  SEWER ROCK.  Sewer rock shall conform to all applicable requirements of Section 703.

652-2.05  CONCRETE.  5-Sack and 6-Sack Concrete conforming to Section 501.

652-2.06  TREATED TIMBER. Wood species conforms to Subsection 650-2.06.

Treatment shall be as follows:

1.	Above Ground Applications. Preservative pressure treatment shall conform to Section 714.  Pressure treat with preservative Ammonical Copper Quat - Type A,B,C, or D(ACQ-A,B,C, or D) or Copper Azole – Type A (CBA-A).  Minimum retention shall be 0.40 pounds per cubic foot or to refusal. Treated materials shall be uniformly brown in color and nonincised.  This type of treated lumber is commonly used for residential decks for above ground applications.   Incising may be used on 4x and thicker material to obtain minimum retention.

2.	Ground Contact Applications. Preservative pressure treatment shall conform to Section 714.  Pressure treat with preservative Ammonical Copper Quat - Type A,B,C, or D(ACQ-A,B,C, or D) or Copper Azole – Type A (CBA-A).  Minimum retention shall be 0.60 pounds per cubic foot.    Exposed treated materials shall be pigmented uniformly brown in color by manufacturer. Conform to Section 713 and Section 714.

652-2.07  PAINT.  Unless otherwise specified, use the following paint types and colors, or approved equals:

1.	Semi-Transparent Oil Stain.  Exterior alkyd based stain, color to match solid oil stain “Russet”.  Stains for pressure treated wood shall be recommended by manufacturer for use on pressure treated wood.

2.	Enamel Paint.  Exterior alkyd base gloss enamel.  Color to match solid oil stain color.

3.	Concrete Sealer.  Clear acrylic copolymer conforming to AASHTO M148/ASTM C 309 (Standard Specification for Liquid Membrane-Forming Compounds for Curing Concrete, for Type 1 Compounds).

4.	Below Ground Wood Preservative. Preservative with active ingredient of minimum 16 percent copper naphthenate (equivalent to minimum 2 percent metallic copper).

Paint that has been frozen or is out of date shall be replaced at no additional cost to the Department.

652-2.08 	SIGNS.  Aluminum well sign shall conform to all applicable requirements of Section 615.  Fabricate metal signs to the dimensions specified.  Reflective sheeting shall be Type II (medium intensity) with white sheeting for symbols, letters, and borders, and brown sheeting for backgrounds. .  Metal sign panels shall be 0.080 inch thick alloy 6061-T6, 5052-H36, or 5052-H38 aluminum.

Text for message shall be 1/2 inch Arial.  The “Thank You” text is 1 inch John Handy LET.  The well message sign shall be a 7-1/4 inch by 18 inch sign laid out as follows:

652-2.09 	WELL CASING.  The well shall be cased with standard weight black or galvanized steel pipe, 6 inch diameter conforming to ASTM A53 (Standard Specification for Pipe, Steel, Black and Hot-Dipped, Zinc-Coated, Welded and Seamless); and AWWA-C206 (Standard for Field Welding of Steel Water Pipe).  Metal well casing cap shall be cast iron or aluminum with set screws and a watertight seal.

652-2.10 	WELL SCREEN.  The well screen shall be stainless steel wire wound telescope size screen with an assumed slot opening size of  0.080 inches, and Figure K packer for the upper fitting.  Johnson Screens (St. Paul, MN. 800-833-9473) Model 304SS 6T or approved equal.

652-2.11 	DROP PIPE.  Drop pipe shall be one and one quarter inch galvanized steel pipe with screw type galvanized couplings conforming to ASTM A 53.  The drop pipe shall be installed in 10 foot or longer sections.

652-2.12 	PUMP ROD.  Pump rod for the well will be galvanized 7/16 inch solid steel stock and is to be installed in 10 foot or longer sections with screw type couplings.  The pump rod sections shall be securely coupled together tightly and a lock washer and a lock nut shall be tightened to each end of the coupling.

652-2.13 	HAND PUMP DRINKING FOUNTAIN.  Hand pumps shall be a sanitary drinking fountain pump stand conforming to the details shown on the plans.  The pump shall come complete and shall conform to the following:

1.	Type:  Drinking fountain with hydrant and protective shroud.

2.	Drop Pipe Tapping: 1-1/4 inch.

3.	Spout:  Fountain.

4.	Stroke:  5 : 7-1/2 : 10  (min : avg : max)

5.	Rod Size:  11/16 inch.

6.	Rod Thread:  7/16 inch, 14 NC.

Hand pump components, except the piston, shall be painted with two coats of an approved green enamel, as directed.

652-2.14 	PUMP CYLINDER.  2 inch inside diameter, 3-1/4 inch outside diameter, all brass cylinder with flush cap, brass check valve, two leather brass plunger, threaded for 1-1/4 inch NPT, and rated to produce 0.13 gallons per stroke with 10 inch stroke.

652-2.15 	WELL POINT.  Well point shall be stainless steel, 1-1/4 diameter by 21 inches long.  Slot opening shall be 0.030 inches in width.  Collapse Strength shall be 4,514 psi minimum.

### CONSTRUCTION REQUIREMENTS

652-3.01 	GENERAL.  The Department has a Memorandum of Understanding for constructing this water well.

The water well will be located approximately as shown on the Plans.  Minor location adjustments to conform to existing topographic conditions may dictate a more desirable placement.

Wells shall be drilled, developed, cased and tested as specified.  The depth of the well is estimated.  The presence of water at the anticipated depth cannot be guaranteed.  Depth information is offered merely for the purpose of assisting the Contractor in preparing their bid.  The Contractor shall investigate all local conditions which might affect his work.  The exact depth will depend on adequate yield.

If a satisfactory water supply has not been encountered by a depth of 225 feet, the Engineer may direct the drilling to stop.  The Department will then decide if the casing shall be abandoned or left in place with a permanent airtight cap.  Method and compensation for extra work involved in sealing a dry hole will be established by Change Order.

Choice of method of drilling shall be made by the Contractor.

652-3.02 	PROTECTION OF SITE.  Protect all structures, trees, shrubbery, etc., during the progress of the work; Remove from the site all cuttings, drillings, debris and unused materials; and upon completion of the work, restore the site as nearly as possible to its original condition.  Water pumped from the well shall be directed to a designated place where it will be possible to dispose of it without erosion or other damage to property or creation of a nuisance.  A settling trench or silt collection device may be required to be installed prior to drilling, developing, or testing the well.

652-3.03 	BORE AND CASING.  Drill the well and install the casing plumb in order to permit the operation of the well pump without interference or damage to the down hole pump assembly or the casing.  The completed casing shall be continuous and watertight.

If the blank casing is to be perforated, the work shall be authorized and paid for by Change Order in accordance with Subsection 109-1.05, Compensation for Extra Work.  Perforations shall be slotted type with the size of each slot approximately 1/8 inch to 1/4 inch in width by 3 inches in length and equally spaced around the circumference of the pipe.

652-3.04 	BORING LOG.  Keep an accurate log of all materials passed through and the depths at which changes in formation occur, as well as other information as may be required.  The log of the well shall show all material penetrated.  The log shall also contain full descriptive notes of everything found by the drill and of all difficulties or unusual conditions met in drillings.  All water-bearing strata shall be described in detail as to whether the material is loose or compact, its color and, if gravel, whether it is worn or angular.  The presence of clay must be noted.  Upon completion of the well, one copy of the log, and results of the yield test shall be delivered to the Engineer for transmittal to the Department in accordance with AS 41.08.

652-3.05 	PROTECTING WATER SUPPLY.  At all times during the progress of the work, protect the well in such a manner as to prevent either tampering with the well or the entrance of foreign matter into it until the well is sealed with well cap. Provide a temporary cap, satisfactory to the Engineer, until the hand pump is finally set.  Take the necessary precautions, as directed, to prevent contaminated water or water having undesirable physical or chemical characteristics from entering the water bearing stratum.

In the event that the well becomes contaminated due to the neglect of the Contractor, they shall, at their own expense, perform such work as may be necessary to correct the situation.

652-3.06 	TESTING.  Upon completion of the bore, or as directed, determine the yield by pumping.  Pumping capacity of the potential aquifer shall be sufficient to produce a sustained yield of 5 gallons per minute with a sustained yield of 150 gallons per hour.  The Department will decide if an acceptable sustained yield has been achieved from yield (draw down/recovery) test results.

Test pump the well for a minimum of four hours using a submersible pump and flow meter to measure water production.  Furnish the Engineer a copy of the record of the yield test (draw down/recovery test) for the well including the following information:

1. 	Static water level.

2. 	Maximum sustained yield.

3. 	Draw down for maximum sustained yield.

4. 	Well depth.

5. 	Recovery time from sustained yield draw down to static water level.

In the event of an unsuccessful yield test, allow 10 days for the Department to evaluate the geologic and hydrologic well data and determine an alternate course of action.

After a satisfactory yield has been obtained, proceed with development and disinfection.  Then collect water samples and deliver them to an approved testing laboratory for required testing for public water systems.  The required tests for a Class B public water system are Nitrate and Total Coliform Bacteria tests.  All testing shall conform to current regulations set forth State of Alaska Department of Environmental Conservation Drinking Water Regulations 18 AAC 80.  Furnish two copies of the laboratory analysis to the Engineer for submittal to the Alaska Department of Environmental Conservation.  The Contractor shall bear all costs of samples and analysis.

652-3.09 	DEVELOPING.  Develop the well by high velocity jetting of air or water.  Conduct the development to give the maximum practical yield of water per foot of draw down and to extract from the water-bearing formation the practical maximum quantity of such fine materials as may, during the life of the well, be drawn into the casing when the well is pumped under maximum conditions of draw down.  At the conclusion of the development, clear the well of all accumulations of sediment to the full depth of the well.  All equipment and material furnished and installed by the Contractor for developing the well shall remain their property and shall be removed by them upon completion of the work.

652-3.10 	GROUTING.  Install at least 10 feet continuous grouting or bentonite within the first 20 feet below the ground surface.  Ream the section to be grouted to not less than a diameter of 4 inches greater than the casing O.D. Center the casing in this section and hold it in place with sufficient spacers to maintain true alignment.  Grout the area around the casing.  Grout shall consist of 1 part Portland Cement and 3 parts sand mixed with only sufficient water to form a workable mix.  An Engineer approved bentonite mixture may be substituted for the grout mixture.  Place the grout in such a manner that surface water and other impurities will be prevented from entering the well by infiltration along the bore and casing.  The method of grouting shall be pre-approved and shall include forcing grout from bottom of grout space toward ground surface.  Grouting operation shall be continuous.  Spacers shall be of a durable material and shall be clean and suitable as concrete aggregate.

Allow grout to set for 3 days before doing any work that may disturb it or cause it to crack.  Take care to protect the grout from damage and insure a proper curing during this 3 day setting period.

652-3.11 	WELL SCREEN.  Final determination of the need for a well screen and the screen criteria will depend upon thickness and uniformity of water bearing strata, analysis of aquifer samples, and requirements of the well.  The Engineer will determine if a well screen is required.  It will be the Contractor's responsibility to obtain representative samples of sands and water in the aquifer and submit them, with a copy of the drilling log to the Engineer.  Take the sand sample after a satisfactory yield has been obtained.

Install the well screen by holding the well screen in place with the drill steel while pulling the casing up to expose the screen to the water-bearing strata.

The well screen shall have an additional 5 foot length of 5 inch pipe attached to the upper end.  The well screen shall be installed in 5 foot segments.  If the well screen slot size opening is required to be other than 0.080 inches, as directed by the Engineer, then any difference in cost greater than $100.00 will be compensated by Change Order.

Final length of screen shall be as directed by the Engineer.  Diameter shall be the largest size which may be installed in the casing.

Screen shall have adequate strength to resist external force after installation and to resist damage during installation.  Screen shall have no change of alignment after installation.

Provide fittings, that are the same material as the screen, as necessary to seal the top of screen tightly to casing and to close bottom of screen.  The packer, provided at top of screen, shall have 12 inches minimum overlap of casing and screen.

652-3.12 	ABANDONMENT OF WELL.  If the Department decides to abandon a well, the well shall be permanently abandoned in accordance with regulatory standards established by the Alaska Department of Environmental Conservation.  Method and compensation for abandoning a water well will be established by Change Order.

If the Contractor, due to his operations, should abandon drilling at one location in favor of another, or should fail to complete a satisfactory well bore as specified or required he shall plug the abandoned bore as specified above at no cost to the Department and without compensation for drilling operations performed at the abandoned site.  Salvaged materials shall remain the Contractor's property.

652-3.13 	HAND PUMP ASSEMBLY.  The hand pump assembly shall consist of the hand pump, pump cylinder, well point, and required accessories.  Set fountain plumb upon the casing.  All miscellaneous hardware not specifically specified or detailed shall be furnished and installed so as to make the water system operational.

On the basis of the yield test, the Engineer will stipulate the depth to the bottom of casing and the depth to which the pump cylinder shall be set.

652-3.14 	DROP PIPE AND PUMP ROD.  Drop pipe and pump rod shall be installed as detailed on the Plans or approved by the Engineer.

652-3.15 	WELL PAD.  This work consists of excavation, grading, bedding, crushed aggregate base material, and sewer rock, well seal, sign installation, and construction of concrete pad as shown on the Plans and Parks Standard Drawing U-1A, Hand Pump Water Well.  Excavation and backfill shall conform to the requirements of Section 204.  Concrete shall conform to the requirements of Section 501.

652-3.16 	WELL AND SUBMERSIBLE PUMP DISINFECTION.

1.	Pump the well until the well and water distribution system is clear.

2.	Obtain one half-gallon of household bleach, i.e., Clorox, Purex, etc., which contains 5 to 6% sodium hypochlorite.  Pour one quart in a large bucket of water and pour this solution down the well casing.  Repeat this procedure with the remaining quart of bleach.

3. 	Turn the pump on and off several times to help mix the chlorine solution in the well.  Then open all taps until you can smell chlorine in all outlets.  When you can smell chlorine at the last outlet on the system, shut off the pump and hold the chlorine in the system overnight.

4. 	Flush the chlorine from the distribution system by opening all taps until chlorine can no longer be smelled at any water outlet.  The well and distribution system should now be disinfected.  Wait for at least one week and then sample the well for bacteriological contamination as per the Alaska Department of Environmental Conservation's recommendations.  If the sample does not meet ADEC's requirements, repeat the disinfection and sample process until satisfactory results are obtained.

652-3.17 	WELL AND HAND PUMP DISINFECTION.

1. 	Pump the well until the well water is clear.

2. 	Disinfect with household bleach, i.e., Clorox, Purex, etc., which contains 5% to 6% sodium hypochlorite.  Pour one half gallon of this disinfectant into a large bucket of water and pour this solution into the well casing.  Repeat this procedure with the remaining bleach until a ratio of one pint disinfectant per 100 gallons of well water is obtained (one pint disinfectant per 68 lineal feet of water column).

3. 	Mix the chlorinated well water by pumping water until a chlorine odor can be detected at the outflow.  Remove the pump handle and let the system disinfect overnight.

4. 	Flush the chlorine from the well by hand pumping until the chlorine odor cannot be detected at the outflow.  Remove the pump handle and wait for at least one week before sampling the well for bacteriological contamination as per ADEC's recommendations.  If the sample does not meet ADEC's requirements, repeat the disinfection and sample process until satisfactory results are obtained.

652-3.18 	PAINT.  Deliver in sealed containers with labels legible and intact.  Remove dirt, grease, oil and other construction debris prior to painting.  Insure that surfaces to be painted are even, smooth, sound, clean, dry, and free from defects affecting proper application.  Metal surfaces to receive paint shall be corrosion free.  Apply per manufacturer's recommendations.  Apply paint material evenly without runs, sags, or other defects.  Work each coat into the material being coated at an average rate of coverage recommended by the manufacturer.  Cover surfaces completely to provide uniform color and appearance.  Remove all paint, stain, or other finish material where it has spilled or spattered.  Unless otherwise specified, schedule finishes as follows:

1.	Treated Wood, Hidden.  Dados, cut ends, drilled holes and field cuts in wood materials shall be brush coated to saturation with wood preservative.

2.	Treated Wood, Exposed.  Finish surfaces with semi-transparent oil stain.

3.	Concrete.  Seal exposed concrete surfaces.

4.	Metal.  Prime as recommended by paint manufacturer.  Paint exposed metal surfaces with gloss enamel paint, color to match hand pump drinking fountain.

652-4.01 	METHOD OF MEASUREMENT.  Drilling will be measured by the actual length of well drilled from the ground surface to the bottom of the drilled hole.

Casing will be measured by the actual length of casing furnished and installed in the well hole.  The drive shoes will be considered subsidiary to the casing and will not be measured as part of the casing length.

Yield Test will be measured by the actual number of hours of test pumping.

Well Screen will be measured by the actual length of well screen furnished and installed in the well hole.  The 5 inch pipe will be considered subsidiary to the well screen and will not be measured as part of the well screen length.

Drop Pipe and Pump Rod will be measured by the actual length of drop pipe and rod furnished and installed.

Well Construction is a lump sum item and will not be measured directly for payment.  Measurement will be for all well construction not covered by other water well items of work.  Work shall include water testing, pump assembly, developing, well pad construction, well sign installation, grouting, disinfection, the development work completed.

652-5.01 	BASIS OF PAYMENT.  Drilling will be paid for at the contract unit price per linear foot of drilled hole.  Related work such as drilling logs and the cleanup of the drilling operation will be subsidiary to this pay item.

Casing will be paid for at the contract unit price per linear foot of casing installed and accepted.  Furnishing and installing well cap and drive shoes will be considered subsidiary to this pay item.

Yield Testing will be paid for at the contract unit price per hour for each hour of actual test pumping.

Well Screen will be paid for at the contract unit price per linear foot of well screen installed and accepted.  The 5 inch pipe and all work related to the completion of sampling, testing, and analysis for determination of screen criteria shall be subsidiary to this item.

Drop Pipe and Pump Rod will be paid for at the unit price per linear foot of drop pipe and pump rod acceptably installed as shown in the bid schedule.

Well Construction will be paid for at the contract lump sum price for all water well work not covered by other water well items necessary and required for a completed operational well.

Payment will be made under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 652(1) Drilling | - Linear Foot |
| - 652(2) Casing | - Linear Foot |
| - 652(3) Yield Testing | - Hour |
| - 652(4) Well Screen | - Linear Foot |
| - 652(5) Drop Pipe | - Linear Foot |
| - 652(6) Pump Rod | - Linear Foot |
| - 652(7) Well Construction | - Lump Sum |

(03/03/10)PARKS-Special Provision

Add the following Section:

### SECTION 654

CONCRETE VAULTED TOILET

654-1.01   DESCRIPTION.  Provide all labor, materials, and equipment and services necessary to furnish and install accessible pre-manufactured concrete toilet building and steel or concrete vault(s) finished and complete with all accessories and incorporating Sweet Smelling Technology.

Concrete Vaulted Toilet shall be the following or approved equivalent:

Manufacturer:  CXT Precast Products

Style:

- Double: Double Rocky Mountain with Chase Area (Alaska State Parks Model)

- Single: Rocky Mountain (Alaska State Parks Model)

Roof Texture & Color:  Simulated Cedar Shakes in Granite Rock

Exterior Wall Texture & Color: Horizontal Lap with Simulated Stone in Sand Beige

Other:  -	Marine Package

-	654-2.05 Signs shall comply

-	Deadbolt shall be Schlage Model B660P

-	Exterior Doors and Trim shall be brown in color.

-	Supply padlocks for each toilet paper roll and  manhole cover, complying with 654-2.17.

If Concrete Vaulted Toilet is the approved equivalent, the toilet shall comply with the remainder of this section.

654-1.02  CODES AND STANDARDS.

ASTM A36		Standard Specification for Carbon Structural Steel

ASTM C33		Concrete Aggregates

ASTM C39		Method of Test for Compressive Strength of Cylindrical 	Concrete Specimens

ASTM C94 		Standard Specification for Ready-Mixed Concrete

ASTM C143		Method of Test for Slump of Concrete

ASTM C150		Standard Specification for Portland Cement

ASTM A185	 Standard Specification for Steel Welded Wire Reinforcement, Plain, or Concrete

ASTM C192		Method of Making and Curing Test Specimens in the	Laboratory

ASTM C231 	Standard Test Method for Air Content of Freshly Mixed Concrete by the Pressure Method

ASTM C309	 Standard Specifications for Liquid Membrane-Forming Compounds for Curing Concrete

ASTM C494 		Standard Specification for Chemical Admixtures for Concrete

ASTM A615 	Standard Specification for Deformed and Plain Carbon-Steel bars for Concrete Reinforcement

ASTM C618 	Standard Specification for Coal Fly Ash and Raw or Calcined Natural Pozzolan for Use in Concrete

ASTM C979 	Standard Specification for Pigments for Integrally Colored Concrete

ACI 1211.1	Recommended Practice for Selecting Proportions for Normal and Heavyweight Concrete

ACI 306 		Cold Weather Concreting

ACI 318 	Building Code Requirements Structural Concrete and Commentary (includes Errata)

PCI MNL 116	Quality Control for Plants and Production of Precast Prestressed Concrete Products

654-1.03 DESIGN AND PERMIT REQUIREMENTS.  Units must meet or exceed “Sweet Smelling Technology” (SST) as developed by Briar Cook of the U.S. Forest Service.  Vault Clean-outs must be lockable and outside the toilet enclosure.

Units shall also meet 130mph (3 second gust) wind loading, Exposure C; 350 lbs/sq.ft. snow loading; and seismic zone 4 earthquake requirements in accordance with the current version of the IBC.

Units must comply with the American with Disabilities Act and Uniform Accessibility Standards, current as of the date of these special provisions.

654-1.04   SUBMITTALS.   Submittals are required for the following:

Shop Drawings:  Shop drawings must be stamped by a professional engineer and shall include plans, elevations and a section of the pre-manufactured units.  Include dimensions for sizes and locations of walls, floor, roof, vaults, vent pipes, wall vents, doors, windows, signs and accessories.  Indicate reinforcement types, sizes and spacing.  Provide details showing anchors or method of attachment for doors, windows, vents, vent risers and accessories.

Product Data:  Provide manufacturer's product data for all doors, frames, hardware, toilet accessories, signs, manholes, risers and sealants.  Submit data on all parts and accessories indicating manufacturer, supplier, model or part number and finish.

Samples:  Submit two 8-1/2 inch x 11 inch samples each of the wood texture and simulated shake roof, clearly displaying texture and color for approval by the Engineer.

Quality Control:

Test Reports:  Submit concrete test results.

Contract Closeout:

Operations and Maintenance Data:  Submit information for repairs, replacement of parts and accessories.

Warranty:

- Submit Manufacturer's warranty against leakage from the vault(s) for 7 years, minimum.

- Submit Manufacturer’s warranty on all concrete components for 20 years, minimum.

- Submit Manufacturer’s warranty on paint for 5 years, minimum.

654-1.05   QUALITY ASSURANCE.

Manufacturer Qualifications:

- Shall have three years minimum experience producing toilets of similar design.

- Must be ISO 9001 certified

- Plant must be PCI certified

654-1.06   DELIVERY, STORAGE, AND HANDLING.

Acceptance at Site: Deliver pre-fabricated concrete vaulted toilet(s) to the Project site.  The Contractor shall be responsible for repairing and/or replacing any damaged work or products.

Storage and Protection:  Store all pre-fabricated items in the designated location at the Project Site.  The items shall be protected from any damage.  Do not stack or lean items against trees, equipment, or each another.

MATERIALS

654-2.01   GENERAL.   All material shall be new and conform to the manufacturer’s plans.  Toilet must meet ADA requirements.

654-2.02	COLORED CONCRETE.

- Color additives will conform to ASTM C979.  A 12”x12”x1” color sample in the Departments chosen texture will be available for Department approval.

- The following will contain concrete colored through nominal thickness to match exterior color:

a.	Toilet building roof panels

b.	Building walls

c.	Screen panels

- The same brand and type of color additive will be used throughout the manufacturing process.

- All ingredients will be weighed and the mixing operation will be adequate to ensure uniform dispersion of the color pigment throughout the concrete mix.

654-2.03 	COLD WEATHER CONCRETE.  Cold weather concrete placement will be in accordance with ACI 306. Concrete will not be placed if ambient temperature is expected to be below 35 degrees F. during the curing period unless heat is readily available to maintain the surface temperature of the concrete at least 45 degrees F.

Materials containing frost or lumps of frozen materials will not be used.

654-2.04	HOT WEATHER CONCRETE.  The temperature of the concrete will not exceed 95 degrees F. at the time of placement. When the ambient reaches 90 degrees F. the concrete will be protected with a moist covering.

654-2.05	SEALERS AND CURING COMPOUNDS.  Curing compounds, if used, will be colorless, complying with ASTM C309, type I or 1-D.

Weatherproofing sealer for exterior of building will be a clear water repellent penetrating sealer.

    - CAULKING, GROUT, ADHESIVE AND SEALER.  Caulking service temperatures will be from -40 to +194 degrees Fahrenheit.

Interior and exterior joints will be caulked with a paintable polyurethane sealant.

Grout will be a non-shrink type and will be painted to match the color of surrounding concrete as nearly as possible.

654-2.07	PAINT.  All paints and materials will conform to all Federal specifications or be similar “top-of-the-line-components”.  Paints will not contain more than .06 percent by weight of lead.  Paint application will be per the manufacturer’s recommendation.

Type of paints for toilets shall be as follows:

1.	Inside concrete surfaces

a.	Interior floors will be a chemical resistant urethane. The color will be gray.

b.	Interior walls and ceilings will be a modified acrylic, water repellent penetrating stain.  The color will be white followed by a clear acrylic anti-graffiti sealer.

2..	Metal surfaces both inside and out

a.	DTM ALKYD

3.	Exterior concrete surfaces

a.	Exterior slab will be clear sealer

b.	Exterior walls and roof will be a water repellent penetrating stain in the same color as the walls or roof followed by a clear acrylic anti-graffiti sealer.

    - STEEL DOORS & DOOR HARDWARE.  Doors will flush panel type 1-3/4” thick, minimum 16 gauge galvanized steel, top painted with DTM ALKYD.  Doors will have extra corrosion protection.

Door frames will be knockdown or welded type, single rabbet minimum 16 gauge galvanized steel top painted with DTM ALKYD, width to suit wall thickness with extra corrosion protection.  Three (3) rubber door silencers will be provided on latch side of frame.

Door hinges will be 3 per door with dull chrome plating 4-1/2”x4-1/2”, adjustable tension, automatic-closing and extra corrosion protection for each door.

Latch will be a Glynn-Johnson HL-6 commercial grade push/pull latch with 2-3/4 inch backset, government standard #161 cutout, minimum 1/2 inch bolt throw,  US26D finish, non-handed, meeting ADA accessibility requirements.  1-1/2 inch x 4-1/2 inch handles to be mounted vertical with handles down and not projecting from door more than 2-5/8 inch.  Latches shall have extra corrosion protection and be set to pull on the exterior handle to open the door and push on the interior handle.

Deadbolt will be a Lori Lock standard model with a double cylinder, 2 3/4 inch backset, and US26D finish.  The cylinder will be a standard 1 1/8 inch Schlage Mortise cylinder with compression ring and 626 finish; keyed to accept Schlage Series C, No. 56349.  Provide two keys per deadbolt.

Doorstop will be a dome style stop meeting ANSI 156.16.  Doorstop shall be wing wall mounted.

Door sweep will be provided at the bottom of door and will be an adjustable brush type.

654-2.09 	TANK VENT PIPE.  Tank vent pipe will be 12 inch diameter black HDPE pipe, impermeable with 1/2 inch thick walls similar to Plexco PE 3408 and a minimum 3 feet higher than the roof peak.

- 654-2.10 	WALL VENT. Vent cover will be 14 gauge 304 stainless steel painted with DTM and anchored into the concrete wall with high strength anti-rust tap con fasteners. The vent louver frame and louvers will be non-vision .1” extruded aluminum jet coat finish. Vent to come with insect screen. Cover to be recessed a minimum ¾” on exterior walls with a 45 degree bevel. Interior to be flush mounted. Wall vent will not protrude from the wall.  All components of wall vent will be of corrosion resistant material.

654-2.11	WINDOWS.  Windows and cleanout cover frames will be constructed from stainless steel.  Window glazing will be 3/16” thick translucent pebbled finished mar-resistant Lexan. Windows to have 3/4” recess with 45 degree bevel. Windows frames to have vandal resistant fasteners.

654-2.12	VAULTS.  Vault material shall be reinforced concrete or steel. Vault capacity shall be approximately 1,000 gallons.

654-2.13	VAULT LINER. ADEC approved.

654-2.14	VAULT CLEANOUT COVER.  Plate for vault cleanout cover will be 1/4” thick diamond plate stainless steel.  Lid will be hinged and configured so that it can be locked with a padlock.  A gasket will be provided across the entire width and length of the lid.  A 1/2” steel vertical lip will be welded airtight around the base plate so once the lid shuts the gasket will provide a watertight seal between the lid, the 1/2” vertical lip, and the base plate.

654-2.15	 SIGNS.

1. General

Layout details of custom signs not shown shall conform to the Alaska Sign Design Specifications.

Base Material: Solid color, alloy 6061-T6 aluminum

Base Color: Brown

Total Thickness: 0.080 inch

Size: Uniform for all signs, large enough to accommodate text and pictograms, 6 x 9 inches minimum

Edges: Rounded

2.  Trash Sign:

Solid color, metal, character adhered to or integral with base material –

Character Color: White

Background Color: Brown

Sign Material: Reflective sheeting shall be Type II (medium intensity)

Character Thickness: 1/32 inch

Height: 12 inch x 12 inch

Edges: Square

Character Font: Helvetica

Character Case: Upper and lower

Braille: Grade II

Text: See Below

PLEASE HELP Help lower maintenance costs by properly disposing of trash and not placing trash in toilet. Please close toilet lid THANK YOU

3.  Unisex Sign:

Solid color, metal, character adhered to or integral with base material –

Character Color: White

Background Color: Brown

Character Thickness: 1/32 inch

Size: 6 inch minimum Square

Edges: Rounded

Character Font: International Symbol

Mounting Hardware: Mechanical, tamper resistant

Braille: Grade II

Text: "Toilet"

Pictograms: Men & Women ("Unisex") and accessibility

654-2.16	ACCESSORIES.

- Grab bars

Grab bars will be 18 gauge, type 304 stainless steel with 1-1/2” clearance.  Grab bars will each be able to withstand 300 pound top loading and meet ADA standards.

- Toilet Paper Dispenser

Two dispensers shall be installed per toilet.  Dispenser will be constructed of 1/4” thick, type 304 stainless steel.  Each dispenser will be capable of holding two (2) standard rolls of toilet paper.  Toilet paper holder fastening system will be able to withstand 300 pound top loading.  Dispenser must be ADA compliant.

- Double Coat Hook

Coat hook will be 304 stainless steel 16 gauge (1.5mm), formed construction with a satin finish and have 3/16”x 7/8” nail in anchor.  Upper hook will extend at least 2-1/2” from the wall.  Lower hook will extend at least 1-1/4” from the wall.

- Riser

Riser will meet ADA Requirements and be a molded one piece HDPE.  Riser will be a smooth surface and have high impact resistance at extremely cold temperatures.

654-2.17 PADLOCK.  Master Lock No. 1 with 5/16 inch shackle diameter, 15/16 inch vertical clearance, 3/4 inch horizontal clearance, 1-3/4 inch case width, and keyed alike to a key number provided by the Engineer specific to the Park area.  Provide two keys with each padlock.

654-2.18  BEDDING.  Bedding material for the concrete vaulted toilet shall be aggregate base course, grading D-1, and shall meet all the requirements of Section 301.

FABRICATION AND INSTALLATION

654-3.01 GENERAL.  Pre-fabricated concrete toilet structure shall be provided by the Contractor.  The Contractor shall provide the necessary equipment and materials to install the vaulted structures.

654-3.02 SITE WORK.  Excavation and backfill shall conform to Subsection 204-3.01 and the details on the plans.  Finish ground profile to slope away from the building except for areas that abut adjacent sidewalk or parking areas.

654-3.03  Finishing Concrete. Interior floor and exterior slabs will be floated and troweled.  A light broom finish will be applied to the exterior slab.

All exterior top portions of the building walls and exterior screen walls will be a simulated horizontal lap siding texture.  The bottom section of the walls will be a simulated field stone textured stone finish.

All exterior surfaces of the roof panels will be cast to simulate a cedar shake roof.  The underside of the overhang will have a smooth finish.

654-3.04  Cracks and Patching.    Cracks in concrete components which are judged to affect the structural integrity of the building will be rejected.  Small holes, depressions and air voids will be patched with a suitable concrete material.  The patch will match the finish and texture of the surrounding surface.  Patching will not be allowed on defective areas if the structural integrity of the building is affected.

654-3.05  Painting/Staining. An appropriate curing time will be allowed before paint is applied to concrete. Painting will not be done in dusty areas.

654-3.06. TESTING.  The following tests will be performed on concrete used in the manufacture of toilets.  All testing will be performed in the a PCI certified laboratory.  Testing will only be performed by qualified individuals who have been certified ACI Technician Grade 1.  Sampling will be in accordance with ASTM C172.

- The slump of the concrete will be performed on the first batch of concrete in accordance with ASTM C143.  This slump will be in conformance with the design of the concrete.

- The air content of the concrete will be checked per ASTM C231 on the first batch of concrete.  The air content will be in conformance with the design of the concrete.

- The compressive strength of the cylinders will be tested to ASTM C39.  Test one (1) cylinder at release, one (1) cylinder at 7 days and one (1) cylinder at 28 days.  Compressive strength will be in conformance with the design of the concrete.

4.	A copy of all test reports will be available to the Department as soon as 28-day test results are available.

654-3.07  Excavation and Elevation.  Excavate for the installation of the toilet vault to a depth that will allow the structure site to be free draining after installation is completed.  Allow for a 2 inch leveling course beneath the toilet vault.

No excavation will be left open more than seven days unless otherwise approved by the Engineer.  All excavations left open overnight will be fenced with wire mesh or plastic mesh fence secured to steel posts all around the excavation.

654-3.08  Bedding, Backfill and Compaction.  Backfill and compaction shall conform to the requirements of Section 203 and Section 301.  Rocks larger than six inches in maximum dimension shall not be placed within six inches of the exterior vault walls.

654-3.09  Finish Grading.  Final grade shall be flush with the top of the front slab.  Grade backfill away from the structure at maximum slope of five percent unless otherwise approved by the Engineer.

654-3.10  Vault Toilet Riser. Polyurethane caulk will be applied between toilet riser flange and concrete floor before the toilet riser is installed.

654-3.11  vent Pipe Installation. After vent pipe is installed, seal around pipe at top and underside of roof with polyurethane caulk.  Seal around pipe at top of floor slab will be accomplished by using polyurethane caulk.

654-3.12   Signs. Position signs level, 60 inches above finished floor to the center and on the deadbolt side of the door.

654-3.13 	ACCESSORIES.

- Grab Bars.   Mount grab bars at 33-36 inches above finished floor.

- Toilet Paper Dispensers.   Mount toilet paper dispensers at 19 inches minimum above finished floor to center for accessible units and 16 inches minimum above finished floor to center for standard units.  Mount toilet paper dispensers at 36 inches maximum from rear wall.

- Coat Hook.   Mount coat hooks at 54 inches maximum above finished floor in accessible units.

654-4.01   METHOD OF MEASUREMENT.   Measurement will be the actual number of pre-manufactured vaulted toilets completed and accepted.  Excavation, embankment, and leveling course required for Concrete Vaulted Toilet construction are considered subsidiary to this item and will not be measured separately for payment.

654-5.01   BASIS OF PAYMENT.   The accepted quantity of pre-manufactured vaulted toilets will be paid for the contract unit price for each Concrete Vaulted Toilet completed and in conformance with the plans and specifications.

Payment will be made under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 654(2) Double Concrete Vaulted Toilet | - Each |
| - 654(2B) Single Concrete Vaulted Toilet | - Each |

(02/08/12)PARKS-Special Provision

Replace Section 660 with the following:

SECTION 660

CONDUIT

    - MATERIALS.  Conform to subsection 740-2.06, item 2.

CONSTRUCTION

660-3.01	CONSTRUCTION.  	Excavate to the depth shown on the plans or as directed by the Engineer. Do not excavate wider than necessary for proper installation of conduit.  Do not excavate until immediately before installing conduit.

Place excavated material where it will not cause damage or obstruction to vehicular and pedestrian traffic or interfere with surface drainage.  Dispose of all surplus excavated material according to Subsection 203-3.01.

Backfill according to Section 204. Backfill material shall not contain rock exceeding 1-inch maximum dimension within 6 inches of conduit.

Close up all trenches when work for the day has ended.

660-4.01 METHOD OF MEASUREMENT.  By the linear foot of conduit installed and accepted.  All trenching, backfilling, compacting, and any other work required to install conduit will be considered subsidiary to this item and will not be measured separately for payment.

660-5.01 	BASIS OF PAYMENT.

Payment will be made under:

| - Pay Item | - Pay Unit |
| --- | --- |
| - 660(24) 2” PVC Conduit | - Linear Foot |

(12/16/11)PARKS-Special Provisions

SECTION 670

TRAFFIC MARKINGS

670-1.01 DESCRIPTION.  Add the following:

Furnish, locate and install Pavement Markings as shown on the Plans and as directed.

Add the following Subsection:

670-3.06 TOLERANCE FOR LANE STRIPING.

1.	Length of Stripe.  ± 2 inches.

2.	Width of Stripe.  ± 1/8 inch.

3.	Lane Width.  ± 4 inches from the width shown on the Plans.

4.	Stripes on Tangent.  Do not vary more than 1 inch laterally within a distance of 100 feet when using the edge of the stripe as a reference.

5.	Stripes on Curves.  Uniform in alignment with no apparent deviations from the true curvature.

6.	All Stripes.  Keep the center of the stripe within planned alignment.

7.	Double Stripes.  ± 1/4 inch.

8.	Thickness of Surface Applied.  Minimum specified to a maximum of + 30 mils.

If it is determined that the material is being placed too thin, the beads are not properly placed, the anti-skid aggregate is not visible, or otherwise not to specification, make immediate adjustments to correct the problem.

Pavement markings applied by any method will be unacceptable if:

1.	Marking is not straight or wide enough.

2.	Thickness of line is not uniform.

3.	Thickness of line is less than specified.

4.	Material is uncured.

5.	Material blackens or is inconsistent in color.

6.	Edge of the markings is not clear cut and free of overspray.

7.	Reflective elements are not properly embedded.

8.	Retroreflectivity of the markings is less than specified.

9.	Anti-skid aggregate is not visible in the marking material during application and the dried surface.

10.	Markings exhibit poor adhesion.

11.	Color is not as specified.

Perform repairs using equipment similar to the equipment initially used to place the materials.  Do not perform repairs in a “patch work” manner.  If more than one repair is required in a single 500 foot section, grind and repair the entire section.

670-5.01 BASIS OF PAYMENT.  Add the following:

For all phases of construction:  There will be no separate payment for:

	Over-runs of material caused by the variation of the gradation of the asphalt

	Additional material required to achieve the thickness specified on open graded pavement

All work and materials associated with pavement markings are subsidiary to 670 items, including but not limited to:

	Temporary pavement markings and removal of conflicting markings, including repair of the roadway surface, milled surface or otherwise

	Traffic Control required for the installation of permanent and temporary pavement markings, removal of conflicting markings, and repairs

(04/21/11)PARKS-Special Provision

SECTION 702

ASPHALT MATERIALS

702-2.01 ASPHALT CEMENTS.  Meet AASHTO M 320 and the following:

ADDITIONAL REQUIREMENTS FOR

PERFORMANCE GRADED ASPHALTS

Replace the column heading, PG 64-28, with, PG 64-34.

(04/02/09)CR702-Special Provision

SECTION 703

AGGREGATES

703-2.03 AGGREGATE FOR BASE.

Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

(Percent Passing By Weight)

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 1 ½ inch | 100 | - | - |
| 1 inch | 70-100 | 100 | 100 |
| 3/4 inch | 60-90 | 70-100 | 70-100 |
| 3/8 inch | 45-75 | 50-79 | 50-85 |
| No. 4 | 30-60 | 35-58 | 35-65 |
| No. 8 | 22-52 | 20-47 | 23-50 |
| No. 30 | 10-33 | 10-26 | 13-31 |
| No. 50 | 6-23 | 6-19 | 10-26 |
| No. 200 | 0-6 | 0-6 | 8-15 |

Replace Subsection 703-2.04 with the following:

703-2.04 AGGREGATE FOR HOT MIX ASPHALT PAVEMENT.  Process and crush aggregate that is free from clay balls, organic matter, other deleterious material, and not coated with dirt or other finely divided mineral matter.  Aggregate used must consist of sound, tough, durable rock of uniform quality.

Remove all natural fines passing a No. 4 sieve before crushing aggregates for Type IV, V and R mixtures.

Coarse Aggregate.  Aggregate retained on the No. 4 Sieve.

Meet the following requirements:

| Description | Specification | Type IIA | Type I, IIB, III | Type IV | Type V, R |
| --- | --- | --- | --- | --- | --- |
| LA Wear, % max | AASHTO T 96 | 45 | 45 | 45 | 45 |
| Degradation Value, Min | ATM 313 | 30 | 30 | 30 | 30 |
| Sodium sulfate Loss % max (5 cycles) | AASHTO T 104 | 9 | 9 | 9 | 9 |
| Fracture, min % | WAQTC FOP for AASHTO TP 61 | 90, 2 face | 80, 1 face | 90, 2 face | 98, 2 face |
| Flat-Elongated Pieces, max % | ATM 306 |  |  |  |  |
| 1:5 |  | 8 | 8 | 8 | 8 |
| 1:3 |  | 20 | - | - | 20 |
| Absorption, max. % | AASHTO T 85 | 2.0 | 2.0 | 2.0 | 2.0 |

Fine Aggregate.  Aggregate passing the No. 4 sieve.

Aggregate shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness.

Aggregate for Type IV, V, and R mixes:

	do not blend back natural sand

	shall be non-plastic as determined by WAQTC FOP for AASHTO T 90

	shall have a minimum uncompacted void content (Fine Aggregate Angularity) determined by AASHTO T 304, Method A, of 45%

TABLE 703-3

BROAD BAND GRADATIONS FOR HOT MIX ASPHALT PAVEMENT AGGREGATE

(Percent Passing by Weight)

| Sieve | Gradation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Type I | Type II | Type III | Type IV | Type V | Type R |
| 1 inch | 100 | - | - | - | - | - |
| 3/4 inch | 80-90 | 100 | - | - | 100 | 100 |
| 1/2 inch | 60-84 | 75-90 | 100 | 100 | 65-90 | 70-100 |
| 3/8 inch | 48-78 | 60-84 | 80-90 | 80-95 | 55-80 | 50-70 |
| No. 4 | 28-63 | 33-70 | 44-81 | 55-70 | 40-60 | 30-42 |
| No. 8 | 14-55 | 19-56 | 26-70 | 35-50 | ≤ 45 | 20-32 |
| No. 16 | 9-44 | 10-44 | 16-59 | 20-40 | ≤ 35 | 15-25 |
| No. 30 | 6-34 | 7-34 | 9-49 | 15-30 | ≤ 25 | 10-20 |
| No. 50 | 5-24 | 5-24 | 6-36 | 10-24 | ≤ 20 | 7-15 |
| No. 100 | 4-16 | 4-16 | 4-22 | 5-15 | ≤ 12 | 5-12 |
| No. 200 | 3-8 | 3-8 | 3-8 | 4-8 | 3-8 | 4-10 |

Note:

1.	No tolerance is allowed beyond the Broad Band Limits of the No. 200 Sieve.

2.	For Type R, the mix design gradation JMD shall provide a minimum of 8% difference of percent passing the No. 4 and the No. 8 sieve.

(10/11/10)CR703-Special Provision

703-2.07 SELECTED MATERIAL.  Add the following:

4. Type D.  Earth, sand, gravel, or rock materials obtained from the excavation, and shall contain no wood, concrete, or other debris.

(11/21/08)PARKS-Special Provision

Add the following Subsection:

703-2.14 	SEWER ROCK.  Durable, washed, coarse aggregate grades as follows:

| Sieve | % Passing |
| --- | --- |
| 2-1/2 in | 100 |
| 1-1/2 in | 90-100 |
| 1 in | 20-55 |
| 3/4 in | 0-15 |
| 3/8 in | 0-5 |

(08/20/93)PARKS-Special Provision

703-2.15 	SAND. Sand containing no muck, frozen material, roots, sod or other deleterious matter with a plasticity index not greater than 6 as determined by WAQTC FOPs for AASHTO T 89 and T 90.  Meet the grading requirements below conforming to WAQTC FOP for AASHTO T 27/T 11:

| Sieve | % Passing |
| --- | --- |
| #4 | 100 |
| #8 | 95-100 |
| #16 | 70-100 |
| #30 | 40-75 |
| #50 | 10-35 |
| #100 | 2-15 |
| #200 | 0-2 |

(02/10/11)PARKS-Special Provision

SECTION 707

METAL PIPE

Replace Subsection 707-2.07 with the following:

707-2.07 GALVANIZED STEEL WATER CONDUIT.  Meet the following:

Galvanized Pipe	ASTM A 53 or ASTM A 120, galvanized according to AASHTO 111

Galvanized Fittings  ASTM A 234 galvanized according to AASHTO M 232.

(06/30/04)E17-Standard Modification

SECTION 724

### SEED

724-2-02. MATERIALS. Replace Table 724-1 with the following:

TABLE 724-1

Seed Requirements

| Species | Sproutable Seed*, %, Min. |
| --- | --- |
| Arctared Red Fescue | 78 |
| Norcoast Bering Hairgrass | 71 |
| Annual Ryegrass | 76 |

* Sproutable Seed is the mathematical product of Germination and Purity.

(01/27/07)R52-Special Provision

SECTION 726

TOPSOIL

726-2.01 TOPSOIL. Replace Item No. 3 with the following:

3. Grading Requirements:

TABLE 726-1

TOPSOIL REQUIREMENTS

| REQUIREMENT | CLASS A | CLASS B |
| --- | --- | --- |
| Sieve Designation | Percent Passing by Weight |  |
| 3 in | - | 100 |
| 1/2 in | 100 | - |
| No. 4 | 95-100 | 75-100 |
| No.16 | 64-90 | 50-95 |
| No. 200 | 30-60 | 20-80 |
| Organic Content* | 10% - 40% | 5% - 40% |
| Limestone | 1.5 Ton/Acre | - |

*Determined by loss on ignition of oven dried sample in accordance with ALASKA FOP for AASHTO T 267

(01/01/03)PARKS-Special Provision

SECTION 730

SIGN MATERIALS

730-2.04 SIGN POSTS.  Add the following item:

7.	Structural Tubing and W-Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501. The tubing shall be square and of the dimensions called for in the Plans with 0.2 inch thick walls.  0.4 inch diameter holes shall be drilled as required to permit mounting of the sign.

b.	W-shape beams shall conform to ASTM A36.

- Structural tubing and W shape beams shall be hot dip galvanized according to 1.b. of this subsection.  Damaged and abraded tubes and beams shall be repaired according to 1.c. of this subsection.

(06/22/04)R81-Special Provision

SECTION 744

EROSION, SEDIMENT, AND POLLUTION CONTROL - MATERIAL

744-2.01 MATERIAL.

Fiber Roll:  (commonly called straw wattle)

a.	Comprised of UV-degradable plastic netting or 100 percent biodegradable material.

b.	Filled with straw, flax, rice, coconut fiber material or composted material.

c.	Staking shall be made of 100 percent biodegradable materials.

Provide the Engineer certification stating the name of the manufacturer, product name, style number, chemical composition of the fiber, netting and certification of the weed-free status from the manufacturer.  Furnish a sample to the Engineer seven days before the scheduled installation.

(01/28/11) CR744-Special Provision

APPENDIX A

PERMITS

| PERMIT DESCRIPTION | ISSUE DATE | EXPIRE DATE |
| --- | --- | --- |
| U.S. Army Corps of Engineers Nationwide Permit 42 Fill Material in Wetlands | 8/17/2011 | 3/18/2012 |
| Certificate of Reasonable Assurance ADEC Division of Water | 5/24/2011 | N/A |
| Letter of No Historic Properties Affected State Historic Preservation Officer ADNR DPOR, Office of History & Archaeology | 9/16/2009 | 9/16/2012 |
| Park Use Permit ADNR DPOR | 8/19/2011 | 11/2012 |
| Approval to Construct Wastewater Holding Tank ADEC, Division of Water | 5/5/2011 | 5/5/2013 |
| Approval to Construct Concrete Vaulted Toilets ADEC Division of Water | 8/16/2011 | 8/16/2013 |

APPENDIX B

SURVEY REQUIREMENTS

1.	Alaska Construction Surveying Requirements (US Customary Units)

APPENDIX C

EROSION AND SEDIMENT CONTROL PLAN

To help you develop your construction site SWPPP, the Alaska Department of Natural Resources (ADNR) Division of Parks and Outdoor Recreation (DPOR) Design and Construction Section (D&C) has created this Erosion and Sediment Control Plan (ESCP).

It is based on the Environmental Protection Agency (EPA) SWPPP Template and can be used along with EPA’s Developing Your Stormwater Pollution Prevention Plan to develop the SWPPP.

Both are available on EPA’s website at www.epa.gov/npdes/swpppguide

APPENDIX D

SPECIAL REPORTS

Soil or Special Reports are not available for this project.  Contractors are highly encouraged to conduct an examination of the work site as per Subsection 102-1.04 Examination of Plans, Specifications, Special Provisions, and Work Site.

APPENDIX E

MATERIAL CERTIFICATION LIST (MCL)