SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available from the Department of Transportation and Public Facilities located at 4111 Aviation Avenue in Anchorage.  Information may be obtained as follows:

Copies for review and reproduction information are available in the Plans Room, (907) 266-1674 for the following:

- Computations

- Plans of the existing Chulitna River Bridge #255

An environmental evaluation addressing concerns and environmental commitments is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 266-1737.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the

STATE OF ALASKA

1988 STANDARD SPECIFICATIONS

FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  Holidays.   Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's. Birthday - Third Monday in January

3.	President's Day - Third Monday in February

(5/7/91)

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph.  (5/12/89)

102-1.06 Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

(5/7/91)

102-1.07  Non-Responsive Proposals.  Delete item 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06, Preparation of Proposal.  (5/7/91)

Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)

102-1.12  Addenda Requirements.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  Consideration of Proposals.  Add the following:  The apparent low bidder shall, within 5 working days following the bid opening, submit either a list of all firms with which the prime contractor intends to execute subcontracts for the performance of the contract or a statement that the bidder intends to perform the work without subcontractors.  The list shall include the following information for each proposed subcontractor:

1.	name,

2.	business address,

3.	Alaska business license number,

4.	contractor's registration number,

5.	work to be performed,

6.	approximate dollar amount of the work to be performed.

If the apparent low bidder fails to submit either a list of subcontractors or a statement that the bidder intends to perform the work without subcontractors, the apparent low bidder will be found not to be a responsible bidder and may be required to forfeit the bid security.  The Department will then consider the next lowest bidder for the award of the contract.

If the apparent low bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess  of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department; or

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or

9.	is determined by the Contracting Officer not to be responsible.

(9/1/90)

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  Changes.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)

Special Provisions

104-1.02  Changes.  Delete the first three paragraphs and substitute the following:  The Engineer reserves the right to make, in writing, at any time during the work, such changes in quantities and such alterations in the work as are necessary to satisfactorily complete the project.  Such changes in quantities and alterations shall not invalidate the contract nor release the surety, and the Contractor agrees to perform the work as altered.

If the alterations or changes in quantities significantly change the character of the work under the contract, whether or not changed by any such different quantities or alterations, an adjustment, excluding loss of anticipated profits, will be made to the contract.  The basis for the adjustment shall be agreed upon prior to the performance of the work.  If a basis cannot be agreed upon, then an adjustment will be made either for or against the Contractor in such amount as the Engineer may determine to be fair and equitable.

If the alterations or changes in quantities do not significantly change the character of the work to be performed under the contract, the altered work will be paid for as provided elsewhere in the contract.

The term "significant change" shall be construed to apply only to the following circumstances:

1.	When the character of the work as altered differs materially in kind or nature from that involved or included in the original proposed construction, or

2.	When a major item of work, as defined elsewhere in the contract, is increased in excess of 125 percent or decreased below 75 percent of the original contract quantity.  Any allowance for an increase in quantity shall apply only to that portion in excess of 125 percent of original contract item quantity, or in case of a decrease below 75 percent, to the actual amount of work performed.

(4/13/89)

104-1.02  Changes.  Add the following:  No value engineering proposals will be considered for this project.  (9/1/89)

104-1.03  Differing Site Conditions.  Delete in its entirety and substitute the following:  During the progress of the work, if subsurface or latent physical conditions are encountered at the site differing materially from those indicated in the contract or if unknown physical conditions of an unusual nature, differing materially from those ordinarily encountered and generally recognized as inherent in the work provided for in the contract, are encountered at the site, the party discovering such conditions shall promptly notify the other party in writing of the specific differing conditions before they are disturbed and before the affected work is performed.

Upon written notification, the Engineer will investigate the conditions, and if he determines that the conditions materially differ and cause an increase or decrease in the cost or time required for the performance of any work under the contract, an adjustment, excluding loss of anticipated profits, will be made and the contract modified in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment which results in a benefit to the Contractor will be allowed unless the Contractor has provided the required written notice.

(4/13/89)

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)

105-1.12  Load Restrictions.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan.  (5/7/91)

Special Provisions

105-1.15  Project Completion.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work scheduled under Subsection 618-3.04, Maintenance of Seeded Areas, a letter of project completion will be issued by the Engineer.

105-1.17  Claims for Adjustment and Disputes.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.  (12/26/90)

Add the following:  Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/29/87)

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be produced in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract amount, or $2500, whichever is greater.  Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph.  For the purposes of this paragraph, the cost is the value of the steel and iron products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(6/23/92)

106-1.02  Local Material Sources.  Under item 1. General, add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.01  Laws to be Observed.  Add the following:  Specific Equal Employment Opportunity Responsibilities of Federal-Aid Construction Contractors.

1.	General

a.	Equal employment opportunity requirements not to discriminate and to take affirmative action to assure equal employment opportunity as required by Executive Order 11246 and Executive Order 11375 are set forth in Required Contract Provisions (Form 25D-55) and these Special Provisions which are imposed pursuant to Section 140 of Title 23, U.S.C., as established by Section 22 of the Federal-Aid Highway Act of 1968.  The requirements set forth in these Special Provisions shall constitute the specific affirmative action requirements for project activities under this contract and supplement the equal employment opportunity requirements set forth in the Required Contract Provisions.

b.	The Contractor will work with the State highway agencies and the Federal Government in carrying out equal employment opportunity obligations and in their review of his/her activities under the contract.

c.	The Contractor and all his/her subcontractors holding subcontracts not including material suppliers, of $10,000 or more, will comply with the following minimum specific requirement activities of equal employment opportunity:  (The equal employment opportunity requirements of Executive Order 11246, as set forth in Volume 6, Chapter 4, Section 1, Subsection 1 of the Federal-Aid Highway Program Manual, are applicable to material suppliers as well as Contractors and subcontractors.)  The Contractor will include these requirements in every subcontract of $10,000 or more with such modification of language as is necessary to make them binding on the subcontractor.

2.	Equal Employment Opportunity Policy

The Contractor will accept as his operating policy the following statement which is designed to further the provision of equal employment opportunity to all persons without regard to their race, color, religion, sex, or national origin, and to promote the full realization of equal employment opportunity through a positive continuing program:

It is the policy of this Company to assure that applicants are employed, and that employees are treated during employment, without regard to their race, religion, sex, color, or national origin.  Such action shall include:  employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship, preapprentice-ship and/or on-the-job training.

3.	Equal Employment Opportunity Officer

The Contractor will designate and make known to the Engineer an equal employment opportunity officer (hereinafter referred to as the EEO Officer) who will have the responsibility for and must be capable of effectively administering and promoting an active Contractor program of equal employment opportunity and who must be assigned adequate authority and responsibility to do so.

4.	Dissemination of Policy

a.	All members of the Contractor's staff who are authorized to hire, supervise, promote, and discharge employees, or who recommend such action, or who are substantially involved in such action, will be made fully cognizant of, and will implement, the Contractor's equal employment opportunity policy and contractual responsibilities to provide equal employment opportunity in each grade and classification of employment.  To ensure that the above agreement will be met, the following actions will be taken as a minimum:

(1)	Periodic meetings of supervisory and personnel office employees will be conducted before the start of work and then not less often than once every six months, at which time the Contractor's equal employment opportunity policy and its implementation will be reviewed and explained.  The meetings will be conducted by the EEO Officer or other knowledgeable company official.

(2)	All new supervisory or personnel office employees will be given a thorough indoctrination by the EEO Officer or other knowledgeable company official covering all major aspects of the Contractor's equal employment opportunity obligations within thirty days following their reporting for duty with the Contractor.

(3)	All personnel who are engaged in direct recruitment for the project will be instructed by the EEO Officer or appropriate company official in the Contractor's procedures for locating and hiring minority group employees.

b.	In order to make the Contractor's equal employment opportunity policy known to all employees, prospective employees and potential sources of employees, i.e., schools, employment agencies, labor unions (where appropriate), college placement officers, etc., the Contractor will take the following actions:

(1)	Notices and posters setting forth the Contractor's equal employment opportunity policy will be placed in areas readily accessible to employees, applicants for employment and potential employees.

(2)	The Contractor's equal employment opportunity policy and the procedures to implement such policy will be brought to the attention of employees by means of meetings, employee handbooks, or other appropriate means.

5.	Recruitment

a.	When advertising for employees, the Contractor will include in all advertisements for employees the notation:  "An Equal Opportunity Employer."  All such advertisements will be published in newspapers or other publications having a large circulation among minority groups in the area from which the project work force would normally be derived.

b.	The Contractor will, unless precluded by a valid bargaining agreement, conduct systematic and direct recruitment through public and private employee referral sources likely to yield qualified minority group applicants, including, but not limited to, State employment agencies, schools, colleges and minority group organizations.  To meet this requirement, the Contractor will, through his EEO Officer, identify sources of potential minority group employees, and establish with such identified sources procedures whereby minority group applicants may be referred to the Contractor for employment consideration.

In the event the Contractor has a valid bargaining agreement providing for exclusive hiring hall referrals, he is expected to observe the provisions of that agreement to the extent that the system permits the Contractor's compliance with equal employment opportunity contract provisions.  (The U.S. Department of Labor has held that where implementation of such agreements have the effect of discriminating against minorities or women, or obligates the Contractor to do the same, such implementation violates Executive Order 11246, as amended.)

c.	The Contractor will encourage his present employees to refer minority group applicants for employment by posting appropriate notices or bulletins in areas accessible to all such employees.  In addition, information and procedures with regard to referring minority group applicants will be discussed with employees.

6.	Personnel Actions

Wages, working conditions, and employee benefits shall be established and administered, and personnel actions of every type, including hiring, upgrading, promotion, transfer, demotion, layoff, and termination, shall be taken without regard to race, color, religion, sex, or national origin.  The following procedures shall be followed:

a.	The Contractor will conduct periodic inspections of project sites to insure that working conditions and employee facilities do not indicate discriminatory treatment of project site personnel.

b.	The Contractor will periodically evaluate the spread of wages paid within each classification to determine any evidence of discriminatory wage practices.

c.	The Contractor will periodically review selected personnel actions in depth to determine whether there is evidence of discrimination.  Where evidence is found, the Contractor will promptly take corrective action.  If the review indicates that the discrimination may extend beyond the actions reviewed, such corrective action shall include all affected persons.

d.	The Contractor will promptly investigate all complaints of alleged discrimination made to the Contractor in connection with his obligations under this contract, will attempt to resolve such complaints, and will take appropriate corrective action within a reasonable time.  If the investigation indicates that the discrimination may affect persons other than the complainant, such corrective action shall include such other persons.  Upon completion of each investigation, the Contractor will inform every complainant of all of his avenues of appeal.

7.	Training and Promotion

a.	The Contractor will assist in locating, qualifying, and increasing the skills of minority group and women employees, and applicants for employment.

b.	Consistent with the Contractor's work force requirements and as permissible under Federal and State regulations, the Contractor shall make full use of training programs, i.e., apprenticeship, and on-the-job training programs for the geographical area of contract performance.  Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.  In the event the Training Special Provision is provided under this contract, this subparagraph will be superseded as indicated.

c.	The Contractor will advise employees and applicants for employment of available training programs and entrance requirements for each.

d.	The Contractor will periodically review the training and promotion potential of minority group and women employees and will encourage eligible employees to apply for such training and promotion.

8.	Unions

If the Contractor relies in whole or in part upon unions as a source of employees, the Contractor will use his/her best efforts to obtain the cooperation of such unions to increase opportunities for minority groups and women within the unions, and to effect referrals by such unions of minority and female employees.  Actions by the Contractor either directly or through a contractor's association acting as agent will include the procedures set forth below:

a.	The Contractor will use best efforts to develop, in cooperation with the unions, joint training programs aimed toward qualifying more minority group members and women for membership in the unions and increasing the skills of minority group employees and women so that they may qualify for higher paying employment.

b.	The Contractor will use best efforts to incorporate an equal employment opportunity clause into each union agreement to the end that such union will be contractually bound to refer applicants without regard to their race, color, religion, sex, or national origin.

c.	The Contractor is to obtain information as to the referral practices and policies of the labor union except that the extent such information is within the exclusive possession of the labor union and such labor union refuses to furnish such information to the Contractor, the Contractor shall so certify to the State highway department and shall set forth what efforts have been made to obtain such information.

d.	In the event the union is unable to provide the Contractor with a reasonable flow of minority and women referrals within the time limit set forth in the collective bargaining agreement, the Contractor will, through independent recruitment efforts, fill the employment vacancies without regard to race, color, religion, sex, or national origin, making full efforts to obtain qualified and/or qualifiable minority group persons and women.  (The U.S. Department of Labor has held that it shall be no excuse that the union with which the Contractor has a collective bargaining agreement providing for exclusive referral failed to refer minority employees.)  In the event the union referral practice prevents the Contractor from meeting the obligations pursuant to Executive Order 11246, as amended, and these special provisions, such Contractor shall immediately notify the State highway agency.

9.	Subcontracting

a.	The Contractor will use his best efforts to solicit bids from and to utilize minority group subcontractors or subcontractors with meaningful minority group and female representation among their employees.  Contractors shall obtain lists of minority-owned construction firms from State highway agency personnel.

b.	The Contractor will use his best efforts to ensure subcontractor compliance with their equal employment opportunity obligations.

10.	Records and Reports

a.	The Contractor will keep such records as are necessary to determine compliance with the Contractor's equal employment opportunity obligations.  The records kept by the Contractor will be designed to indicate:

(1)	the number of minority and nonminority group members and women employed in each work classification on the project,

(2)	the progress and efforts being made in cooperation with unions to increase employment opportunities for minorities and women (applicable only to Contractors who rely in whole or in part on unions as a source of their work force),

(3)	the progress and efforts being made in locating, hiring, training, qualifying, and upgrading minority and female employees, and

(4)	the progress and efforts being made in securing the services of minority group subcontractors or subcontractors with meaningful minority and female representation among their employees.

b.	All such records must be retained for a period of three years following completion of the contract work and shall be available at reasonable times and places for inspection by authorized representatives of the State highway agency and the Federal Highway Administration.

c.	The Contractors will submit an annual report to the State highway agency each July for the duration of the project, indicating the number of minority, women, and non-minority group employees currently engaged in each work classification required by the contract work.  This information is to be reported on Form PR 1391.  If on-the-job training is being required by "Training Special Provision", the Contractor will be required to furnish State of Alaska Form 25A312.  (4/8/83)

107-1.11  Protection and Restoration of Property and Landscape.  Add the following after the third paragraph:  The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.  (5/7/91)

The Contractor shall not excavate, nor use for fill, any material containing hazardous substances or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected of containing hazardous substances or petroleum fuels.

Add the following after Item 10.:

11. 	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2253.

The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.

The Contractor shall do no work, stockpiling, staging, parking nor trespassing in or around any watercourses or wetlands except for that work permitted over the Chulitna River that is specified by the Contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

(8/1/90)

Standard Modifications

107-1.13  Responsibility for Damage Claims.  In the

first sentence, change "claims or actions for injuries"

to read "claims, actions or liabilities for injuries". (5/12/89)

Special Provisions

107-1.15 Contractor's Responsibility for Work.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.  (5/7/91)

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Delete the third paragraph on page 56 and substitute the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License.

2.	Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist, amended payrolls must be submitted listing the

driver as an employee subject to all labor provisions of the contract.  These criteria are:

1.	the owner-operator's right to control the manner in which the work is to be performed,

2.	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3.	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4.	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, and,

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each truck driver that identifies the truck driver as either an employee or owner-operator.  The placard for owner-operators shall identify both the truck driver and the vehicle.  The placard shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.  (5/7/91)

108-1.03  Prosecution and Progress.  In the first paragraph, delete the words "At this time" and substitute:  "Five working days before the preconstruction conference".  (5/7/91)

Standard Modifications

108-1.03  Prosecution and Progress.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)

Special Provisions

108-1.03  Prosecution and Progress.  Add the following:  The construction of this project shall be planned and recorded with a Critical Path Method (CPM) schedule.  The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

1.	Preparation of CPM Schedule.  At the preconstruction conference, the Contractor shall submit for the Engineer's approval, a detailed initial CPM schedule.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed CPM schedule are required, the Contractor shall do so promptly.  The CPM schedule must be finalized within 60 days of the Notice to Proceed.

2.	Schedule Requirements.  The CPM schedule shall be set up so that the schedule may be read by Prima Vera scheduling software being run on an IBM compatible micro computer with a 1.44 mb disk drive.  All required CPM schedule submittals shall include 1 hard copy and 1 copy of the same schedule on a 3.5-inch double sided diskette.

The CPM schedule shall be presented as a Precedence Diagram Network developed in the activity-on-node format and shall include:

a.	activity description,

b.	activity duration,

c.	resources required for each of the project activities, including:

(1)	labor, showing:

-work days per week

-holidays

-shifts per day

-hours per shift

(2)	equipment, including the number of units of each type of equipment, and

(3)	materials.

The activity-on-node diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	Schedule Updates.  Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.  The Contractor shall submit a revised CPM schedule within 7 calendar days after this meeting.  The revised schedule shall show finish dates of completed activities and updated times for the remaining work, including any addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

In addition to the CPM schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the

forthcoming two weeks.  This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

Preparation and updating of the CPM schedule and two week work plans will not be paid for directly.  Failure to submit the CPM work schedule and two week work plans as specified will result in partial withholding of progress payments in accordance with subsection 109-1.06, Progress Payments.

(1/27/92)R11a

108-1.05   Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer. (9/1/89)

108-1.06  Determination and Extension of Contract Time.  Add the following:

4.	Suspensions of Work Ordered by the Engineer.  If the performance of all or any portion of the work is suspended or delayed by the Engineer in writing for an unreasonable period of time (not originally anticipated, customary, or inherent to the construction industry) and the Contractor believes that additional compensation and/or contract time is due as a result of such suspension or delay, the Contractor shall submit to the Engineer in writing, a request for adjustment within 7 calendar days of receipt of the notice to resume work.  The request shall set forth the reasons and support for such adjustment.

Upon receipt, the Engineer will evaluate the Contractor's request.  If the Engineer agrees that the cost and/or time required for the performance of the contract has increased as a result of such suspension and the suspension was caused by conditions beyond the control of and not the fault of the Contractor, its suppliers, or subcontractors at any approved tier, and not caused by weather, the Engineer will make an adjustment (excluding profit) and modify the contract in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment will be allowed unless the Contractor has submitted the request for adjustment within the time prescribed.

No contract adjustment will be allowed under this clause to the extent that performance would have been suspended or delayed by any other cause, or for which an adjustment is provided for or excluded under any other term or condition of this contract.

(4/13/89)

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  General.  Add the following:  When more than one variety of material or work item is specified for a single pay item number, letter or numeric suffixes will be included within the parenthesis to differentiate the types.  (9/1/89)

109-1.02  Measurement of Quantities.  Add the following:

TABLE 109-1

| CONVERSION TO THE SI INTERNATIONAL SYSTEM OF UNITS* |  |  |
| --- | --- | --- |
| To convert from | to | Multiply by |
| mile (US Statute) | meter (m) | 1,609.347 |
| foot | meter (m) | 0.3048 |
| foot (US survey) | meter (m) | 1200/3937 |
| inch | meter (m) | 0.0254 |
| square foot | square meter (m2) | 0.09290304 |
| square yard | square meter (m2) | 0.8361274 |
| acre (US Survey) | square meter (m2) | 4,046.873 |
| cubic foot | cubic meter (m3) | 0.02831685 |
| cubic yard | cubic meter (m3) | 0.7645549 |
| gallon (US liquid) | cubic meter (m3) | 0.003785412 |
| M. Gal. | cubic meter (m3) | 3.785412 |
| pound (lb avoirdupois) | kilogram (kg) | 0.45359237 |
| ton (short,2000 lb) | kilogram (kg) | 907.1847 |
| pound-force (lbf) | newton (N) | 4.448222 |
| footcandle | lux (lx) | 10.76391 |
| degree Fahrenheit | degree Celsius (C) | tC=(tF-32)/1.8 |

* From ASTM publication E380-89a, Standard Practice for Use of the International System of Units (SI) The Modernized Metric System

(1/31/92)

Standard Modifications

109-1.03 Scope of Payment.  Delete the last sentence of the fourth paragraph.  (5/7/91)

Special Provisions

109-1.04  Compensation for Altered Quantities.  In the third indented subparagraph, delete the following: ", except that the total payment for the item shall not exceed 75 percent of the total amount bid for the item".  (4/13/89)

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)

109-1.06  Progress Payments.  Add the following:  Failure to submit schedules in accordance with subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage may be released by the Engineer upon receipt of current schedules from the Contractor.  (1/27/92)

109-1.07  Payment For Materials on Hand.   Add the following:  Stockpiled materials for payment in storage facilities off the project shall be in a location acceptable to the Engineer.  (12/26/90)

Add the following section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49,  Code of Federal Regulations (CFR), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  Interpretation.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03.3 for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Utilization Goal in order to be eligible for award of this contract.

120-3.01  Determination of Compliance.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02 Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, all of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02 Good Faith Effort.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Utilization Goal those monies allowed by the Engineer in 120-3.03.04 as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization Goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under 120-5.01.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100%.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60% of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01 until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per Subsection 120-3.03, 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

Payment or Deduction will be made under:

Pay Item No.        Pay Item         Pay Unit

120(1)        DBE Adjustment   Contingent Sum

(5/5/89)

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-2.02  Removal of Bridges, Culverts and Other Drainage Structures.  Add the following:  This work includes removing and disposing of the following elements of the existing Chulitna River Bridge No. 255:

1.	cast-in-place concrete deck,

2.	stay-in-place forms,

3.	bridge rail,

4.	top portions of the concrete abutment and wingwall, and

5.	expansion devices, and

6.	miscellaneous hardware.

The existing bridge is a two lane, 796 feet long, 33 feet wide, 5 span, continuous welded steel plate girder bridge with a cast-in-place concrete deck.

Deck sections shall be removed in such a manner that damage is not done to the supporting structural steel members.  The Contractor shall repair at his own expense any damage to structural steel due to his removal operations.

On structural steel which is to be reused, concrete shall be removed to bare metal over at least 50 percent of the contact surface, and shall be removed to within ¼-inch of the steel surface elsewhere.  Any concrete which does not adhere tightly to the steel shall be removed.  In areas where studs or cover plates are to be welded,  concrete and other deleterious matter shall be totally removed from the steel surface.

The existing lateral bracing shall be removed, modified and reinstalled as shown on the plans and in accordance with Section 504.  When the existing lateral bracing is removed, the Contractor shall provide other temporary bracing during construction of the new truss members.  A detailed plan for temporary lateral bracing shall be submitted to the Engineer for approval 2 weeks prior to removal of existing lateral bracing.

Where new concrete is to be cast against surfaces of existing backwalls or wingwalls, the existing surfaces shall be roughened to expose coarse aggregate.

202-2.04  Removal of Pavement, Sidewalks, Curbs, Etc.  Add the following:  For disposal of removed asphalt, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt.  A DEC permitting officer in Anchorage may be contacted at 563-6529.

202-4.01  Basis of Payment.  Add the following:  Payment for Item 202(1) Removal of Structures and Obstructions will include all labor, equipment and materials necessary to remove and dispose of the cast-in-place concrete deck, stay-in-place forms, bridge rail, expansion devices, portions of abutment and wingwalls and miscellaneous hardware as shown on the plans and as accepted by the Engineer.  These bridge elements shall become the property of the Contractor.

Removal, modification and reinstallation of lateral bracing, including temporary bracing, will be paid under Item 504(1) Structural Steel.

SECTION 203

EXCAVATION AND EMBANKMENT

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.

203-3.02  Embankment Construction.  On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible, in accordance with approved methods.  (5/7/91)

203-5.01  Basis of Payment.  Change Pay items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.

(5/12/89)

SECTION 205

EXCAVATION, BACKFILL AND

FOUNDATION FILL FOR STRUCTURES

Special Provisions

205-5.01  Basis of Payment.  Add the following:  Excavation required to install the wingwall extensions, sheet pile walls and wide flange supports at piers 2 and 5 will not be paid for separately, but will be subsidiary to work performed under Sections 501 and 505.

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  Materials.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements for Grading D-1.

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-2.01  Composition of Mixtures.  Add the following to the first paragraph after the first sentence:  The Contractor shall submit, in writing, the proposed ratios at which he plans to blend the various aggregate stockpiles in order to achieve the target gradation submitted.

Add the following to the tolerance table of the fourth paragraph:

Sieve Size          Tolerance

1/2 inch               + 7

No. 80                 + 4

Add the following after the tolerance table of the fourth paragraph:  The asphalt cement and aggregate submitted by the Contractor for Asphalt Concrete, Type II, Job Mix Design approval as tested according to Alaska T-17 shall conform to the following.  The asphalt content of the mix will be expressed as a percentage of the total mix.

Marshall Stability, pounds, minimum	1800

Voids, Total Mix %					3-5

Flow Value						8-14

Compaction Blows per Side			75

Voids in Mineral Aggregate, %, min.     15.0

Dust-asphalt ratio (1)				0.6-1.2

(1)	Dust-asphalt ratio is defined as the percent of material passing the No. 200 sieve divided by the percent of asphalt (calculated by weight of mix).

The Voids in mineral aggregate is calculated by the following formula:

GmbPs

Voids in mineral aggregate = 100 - (____)

Gsb

Where:

Gsb = bulk specific gravity of aggregate

Gmb = bulk specific gravity of compacted

mixture (ATM T-18), and

Ps = aggregate, percent by total weight of

mixture

The Contractor should be cautioned that addition of crushed fines may be required to meet the Voids in Mineral Aggregate requirement.

The Alaska Test Method T-17 section E.4.a shall be deleted and the following should be substituted:

a.	From the data curves, asphalt contents are determined which yield the following:

1.  Maximum Unit Weight

2.  Maximum Stability

3.  Voids Total Mix at 4 percent.

401-2.02  Aggregates.  Add the following:  Aggregate used for leveling course shall conform to the grading for Asphalt Concrete, Type III.

401-2.04  Asphalt Materials.  Add the following:  AC-5 asphalt cement will be used for the Asphalt Concrete, Type II pavement mix.

401-3.01 Weather Limitations.  Delete in its entirety and substitute the following:  The asphalt mixture shall not be placed on a wet surface, on a surface of which the temperature is less than that determined from the following table for the appropriate mat thickness, or when other conditions would prevent the proper handling or finishing of the mixture.

SURFACE TEMPERATURE LIMITATIONS

| Mat Thickness | Surface Temperature Degrees F, min. |
| --- | --- |
| 3 inches or greater | 40 |
| between 1 and 3 inches | 45 |
| 1 inch or less | 50 |

(5/7/91)

401-3.11  Spreading and Finishing.  Add the following to the third paragraph:  Asphalt concrete pavement shall be spread and compacted in one layer. Paving shall be continuous, where possible, to keep the number of transverse joints to a minimum.

401-3.12  Compaction.  Delete this subsection in its  entirety and substitute the following:  Compaction by Coverage.  Initial rolling shall be done with a steelwheeled tandem roller and/or a suitable pneumatic tired roller.  Initial rolling shall be completed while the mat temperature is above 225 degrees F.

Following the initial rolling, at least three coverages of the pavement shall be completed with a pneumatic tired roller.  Final rolling shall be completed with a 10 ton minimum weight steelwheeled tandem roller and shall continue until roller marks and further compacting are not evident in the pavement and the finished surface conforms to Section 401-3.15, Surface Tolerances.  All rolling shall be completed while the mat temperature is above 180 degrees F.

401-4.01  Method of Measurement.  Delete this subsection in its entirety and substitute the following:  Asphalt concrete will be measured by the ton in accordance with Section 109, Measurement and Payment.  Asphalt cement and anti-stripping additive will not be measured for payment.

Asphalt Concrete, Type III used for the leveling course shall be measured by the ton and paid as Asphalt Concrete, Type II.

401-4.02  Contract Price Adjustments.  Delete this subsection in its entirety and substitute the following:  Work accomplished under this item shall be accepted for payment based on the Engineer's approval of a Job Mix design, and the placement and consolidation of the pavement to both the specified depth, and the finished surfacing requirements and tolerances.

Any area of finished surfacing that is segregated, fails to meet the surface tolerance requirements, cools below 180 degrees prior to completing compaction, or is in any other way defective shall be removed and replaced with fresh hot mix.  Removal and replacement of defective pavement shall be at no additional cost to the Department.

401-5.01  Basis of Payment.  Add the following to the second paragraph:  Asphalt cement, anti-stripping additive and CSS-1 asphalt for tack coat will not be paid for directly but will be subsidiary to Item 401(9), Asphalt Concrete, Type II.

Add the following pay item:

Pay Item No.               Pay Item              Pay Unit

401(9)         Asphalt Concrete, Type II        Ton

SECTION 402

TACK COAT

Special Provisions

402-3.04  Dilution of Asphalt Material.  Add the following:  CSS-1 Emulsified Asphalt used for tack coat may be diluted not more than 50 percent water by weight or volume at the Engineer's direction.  The determination of this ratio shall be accomplished by weighing the distributor prior to adding water, by sticking the tank, or other means suitable to the Engineer.  Emulsified asphalt as manufactured is approximately 60 percent oil and 40 percent water.  Any required dilution is additional water.

402-3.05  Application of Asphalt Material.  Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.5 to 0.15 gallons".

(9/1/89)

402-5.01  Basis of Payment.  Add the following:  CSS-1 asphalt for tack coat will not be paid for separately, but will be subsidiary to item 401(9) Asphalt Concrete, Type II.

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01  Description.  Add the following:  This work shall also consist of furnishing and installing precast concrete deck panels and their appurtenances as shown on the plans, the application of silane treatment to all surfaces of all concrete deck units for this project, and all concrete required for filling the void under the abutment.

501-2.01  Materials.  Add the following to the list of material specifications:

Reinforcing Steel (Grade 60)			709-2.01

Structural Steel						716

Add the following:  Bolts, plates, shims and studs used to attach the panels to the girders and trusses shall conform to the requirement of Section 504.

501-2.02  Shipping and Storage.  Add the following:  The handling of precast concrete deck panels shall be subject to the provisions of subsection 502-3.03 Handling.

501-2.03  Plans and Working Drawings:  Add the following subsection:  Detailed shop plans shall be furnished for precast concrete deck panels in accordance with the provisions of subsection 105-1.02 Plans and Working Drawings.

501-3.01  Proportioning.  Revise this subsection as follows:  In Table 501-1, Class of Concrete, under the category Coarse Aggregate Gradation AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S and W concrete.  (9/1/89)

Standard Modifications

501-3.01  Proportioning.  In the second paragraph under Item 3., replace "Polysar 1186" with "Styrofan 1186".  (5/12/89)

Special Provisions

501-3.01  Proportioning.  Delete numbered item 4. in its entirety and substitute the following:

4.	Fly Ash.  Fly ash shall not be used for any concrete for the Chulitna River Bridge.

Add the following:  Concrete for precast concrete deck panels shall conform to subsection 502-2.02 Proportioning Concrete.

501-3.02  Batching.  Add the following to item 5. Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, and moisture content of the various aggregates and the individual truck water meter reading when batched, for each truck load or batch of concrete supplied.  (5/7/91)

501-3.05  Forms.  Add the following:  Threaded inserts may be cast in the edges of concrete decks as an aid in forming sidewalks and concrete railings.  Spacing of the inserts shall be four feet and the insert size shall be appropriate for the intended loads.  After the forms are removed the recesses remaining at the inserts shall be filled and patched with grout of the same color and texture as the deck concrete.

501-3.06  Placing Concrete.  Delete the last sentence of item 2. Pumping Concrete and substitute the following:  Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete at the direction of the Engineer or his representative.

Concrete used for filling the void under Abutment 6 shall be placed in such a manner as to completely fill the void and be in contact with the bottom surface of the abutment.

501-3.08  Curing Concrete.  Add the following:  Precast concrete deck panels may be cured as specified in subsection 502-3.01, 9. Curing.

501-3.11  Placing Precast Concrete Deck Panels.  Add the following subsection:  Precast concrete deck panels shall be placed on steel shim plates and elastomeric bearing pads on the tops of trusses and girders as shown on the plans.  They shall be shimmed to the proper centerline elevation on the center truss and then shims on the lane truss and girder shall be adjusted so that the panel surface has a 2 percent cross slope.

The shim plates shall have sufficient strength and stability to adequately support the deck panels during construction.  Equipment required to place deck panels shall be allowed across the panels before the grout has cured only when units are placed and bolted and shear connectors are welded to adjacent panels already in place.  This equipment shall be limited to 3 mph and shall remain inside the outside girders.  Other traffic shall be prohibited.  Extra legal loads shall not be allowed on the bridge at any time during this reconstruction.  No equipment or any other significant loads shall be allowed on the panels from the time grouting commences until the grout has cured and has attained a compressive strength of at least 3000 psi, as determined by tests on grout cured at the site under comparable conditions as the grout on the bridge, or by Schmidt hammer readings, or by other means acceptable to the Engineer.  Traffic in the adjacent lane shall be limited to 5 mph while grout is curing.

Concrete bridge railing shall not be cast until all deck panels on both sides of the bridge are installed, all the shear tabs are welded, and all grout is in place and fully cured.

Keyways for the precast concrete deck panels shall be cleaned by sandblasting after casting and prior to placement of the panels on the structures.  The cleaning shall remove all dirt, grease, curing compound, laitance, and any other deleterious material.  The keyways shall be cleaned again just prior to placement if, in the opinion of the Engineer, they have become contaminated with deleterious material.

The tops of trusses and girders shall be cleaned of any dirt, grease, asphalt, weld spatter, slag, or any other deleterious material prior to setting the deck panels.  They shall be cleaned by any methods prescribed in Section 504.

Forming the edges of the grouted haunches shall be done with expanded polyethylene rods or other resilient material, and such forming shall stay in place permanently.  The rods shall be glued to the top flanges of the beams with a glue recommended by the rod manufacturer, and the glue shall be set at the time of placement of the panels.

Support shims, as shown on the plans, shall be welded to the top flanges to temporarily support the panels at the proper elevation.  Thickness of shim plates shall be adjusted for varying girder flange thicknesses and splice plates.   After the precast concrete deck panels are placed and adequately supported, bolted, and the edges of the haunches formed as specified above, the haunches, grout pockets, and joints shall be grouted.

The grout shall be high-strength quick-set grout designed for rapid, high strength development which has a consistency that can be easily pumped and which can be used at the temperatures specified below without bonding agents or curing compounds.  The grout shall be furnished as a prepackaged mortar which may contain crushed non-calcareous aggregate meeting the requirements of ASTM C 33 with #8 maximum size.  The grout shall have an excellent durability record for similar installations in cold, dry climates.  Sworn affidavits must be submitted with the grout proposal.  There must be at least two affidavits for cold-weather grout installations in Canada, Montana, North Dakota, Minnesota, or Alaska attesting to the suitability of the grout, from owners of the particular installations.  The affidavits shall address the placability, bond, shrinkage, and durability characteristics of the grout on their particular project, and shall include descriptions of the installation environment, such as temperature, precipitation, cloud cover, and wind.  Acceptance of the grout for this project will be based on satisfactory reports of previous installations and on satisfactory results of the various strength tests described below.

The grout for application at an ambient temperature below +40 F shall conform to the following:

1.	Material - magnesium phosphate or portland cement.

2.	Minimum application temperature:

Magnesium phosphate		+15F

Portland cement		+25F

3.	Consistency - self-leveling, easily pumpable

4.	Compressive strength, 72 F - ASTM C39

age 1 hour - 2,000 psi min.

age 3 hours - 5,000 psi min.

5.	Mold Temperature				+35

Materials Temperature			+50

Ambient and Test Temperature		+35

a.	Compressive Strength - ASTM C39

age 6 hours -  2,000 psi min.

age 24 hours -	5,000 psi min.

b.	Flexural Strength - ASTM C78

age 6 hours -  300 psi min.

age 24 hours -	600 psi min.

c.	Slant Shear Bond Strength - ASTM  C882

age 6 hours -  300 psi min.

age 24 hours - 600 psi min.

age 7 days - 1,500 psi min.

6.	Durability - ASTM C666, Procedure B, 300 cycles

Relative Dynamic Modulus -	80% min.

Surface Appearance -		Slight scale max.

Percent Loss -				1% max.

7.	Scaling Resistance - ASTM C672, 50 cycles

Rating 0.5 (Scaling Barely Discernable)

The grout for application at an ambient temperature equal or above +40 F shall conform to the following:

1.	Material - magnesium phosphate or portland cement.

2.	Minimum application temperature:  +40 F

3.	Consistency - self-leveling, easily pumpable

4.	Compressive Strength, +72 F - ASTM C39

age 1 hour - 2,000 psi min.

age 3 hours - 5,000 psi min.

5.	Flexural Strength, +72 F - ASTM C78

Age 3 hours - 600 psi min.

6.	Slant Shear Bond Strength, +72 F - ASTM C882

Age 1 hour - 300 psi min.

7.	Durability - ASTM C666, Procedure B, 300 cycles

Relative Dynamic Modulus -	80% min.

Surface Appearance -		Slight scale max.

Percent Loss -				1% max.

8.	Scaling Resistance - ASTM C672, 50 cycles

Rating 0.5 (Scaling Barely Discernable)

The Contractor shall submit information relating to the acceptability of any grout or mortar to the Engineer for review and approval at least 6 weeks prior to the start of the grouting.  The manufacturer's recommendations for mixing, placing, and curing the mortar shall be rigidly followed.  A technical representative of the grout manufacturer shall be on-site with control over all portions of the grouting operations for at least the period of grouting the first 3 bridge spans.

The grout shall be applied so that all voids to be filled with grout are completely filled.  Haunches between the tops of stringers and the bottoms of deck panels shall be grouted through the grouting voids in sequence so that the grout shall be observed to be entering the grouting void and be at an elevation above the bottom of the next void prior to beginning grout application through the next void.  If the Contractor's methods of application are not achieving full coverage of the grout, as determined by the Engineer, pumping of the grout will be required.

Methods for lifting the deck panels shall be shown on the shop drawings.  Any metal lifting apparatus shall be recessed at least two inches, shall be cut off flush with the surface of the recess, and the recess shall be grouted flush with the deck surface with the grout specified above.  Alternative lifting methods shall be submitted for approval prior to use.

Deck panel units shall be produced and placed so that the difference in elevation between the top surfaces of the edges of adjacent panels in place is no more than ¼-inch.  If necessary, panels may be interchanged so that this tolerance is achieved.

Dimensional tolerances shall be as specified in subsection 502-3.01, 11. Dimensional Tolerances.  Panels will be measured at the shop for the dimensional tolerances specified.  Those panels not meeting the dimensional tolerances will be rejected at the shop and not allowed to be delivered to the construction site.

The cumulative length along the span shall be checked as erection proceeds and contact surfaces shall be ground or sawed so that the proper span length is achieved.

501-3.12  Application of Silane Sealer.  Add the following subsection:  All concrete surfaces shall be treated with a solution of 40 percent by weight alkyltrialkoxysilane in an anhydrous alcohol solvent, hereafter abbreviated as silane.  Prior to the sealing operation the surfaces shall be cleaned according to the manufacturer's recommendations.  The silane sealer shall be applied to the surfaces according to the manufacturer's recommendation.

501-4.01  Method of Measurement.  Add the following:  Payment for precast concrete deck panels will be the actual number of precast concrete deck panels, of the several types and sizes, installed in place, completed, and accepted.  Each panel shall include the concrete, epoxy coated reinforcing steel, anchorages, plates, bolts, stud shear connectors, shims, elastomeric bearing pads and other such material contained within or attached to the unit.

501-5.01  Basis of Payment.  Add the following:  All structural steel plates, shims, elastomeric bearing pads, studs, bolts, anchor bars, deck ties and other miscellaneous steel embedded in or attached to the precast concrete deck panels and all grout and expanded polyethylene will not be paid for separately, but will be subsidiary to precast concrete deck panels.

All labor, materials, and equipment necessary for sealing the concrete surfaces with silane penetrating sealer will not be paid for separately, but will be subsidiary to precast concrete deck panels.

Fabricating epoxy coated reinforcing steel integrally with precast concrete deck panels will not be paid for separately, but will be subsidiary to precast concrete deck panels.

Furnishing and installing membrane waterproofing in accordance with Section 508 will not be paid for separately, but will be subsidiary to precast concrete deck panels.

All reinforcing steel for cast-in-place concrete will not be measured for payment, but will be subsidiary to Class A-A concrete.

Add the following pay item:

Pay Item No.	Pay Item 	Pay Unit

501(15)	Precast Concrete Deck Panels	Each

SECTION 503

REINFORCING STEEL

Special Provisions

503-1.01  Description.  Add the following:  This work shall also include epoxy-coating reinforcing steel bars as noted on the plans.

Standard Modifications

503-3.05  Splicing.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)

Special Provisions

503-5.01  Basis of Payment.  Add the following:  Reinforcing steel and epoxy coated reinforcing steel used for cast-in-place concrete will not be measured for payment, but will be subsidiary to Class A-A concrete.

SECTION 504

STEEL STRUCTURES

Special Provisions

504-1.01  Description.  Add the following:  This work shall include furnishing, fabricating, painting and erecting of the new structural steel members that form steel trusses and their supports, that attach to existing steel, and that strengthen the existing piers.  This work shall also include furnishing, fabricating, galvanizing and erecting of the structural steel finger plate expansion joints and cross drains.

This work shall also include repainting the existing steel portions of the bridge that have paint failure.  Paint failure on existing steel shall include areas that are rusted, pitted, cracked, blistered, or peeled.

504-3.02  Erection.  Add the following after item 9.:

10.	Stud Shear Connectors.  Stud shear connectors shall be applied using a stud welding gun, in which the full penetration weld is made in a single operation using prepared studs with granular flux and a porcelain or ceramic ferrule for shielding and controlling the arc.

504-3.03  Painting.  Delete numbered items 1. Preparing Metal Surfaces for Painting, and 2. Schedule of Paint Coats for Metals and substitute the following:

Description.  This work shall consist of furnishing all labor, materials and equipment necessary to paint the exposed structural metal portions of the Chulitna River Bridge, including containing, collecting and disposing of waste material, in conformance with the plans and specifications.  Structural metal includes girders, stringers, floor trusses, bracing, bearings, hinges and expansion joints.  Galvanized surfaces shall not be painted.

This work shall also consist of furnishing all labor, materials and equipment necessary to remove paint on the existing steel beams in order to install new stud shear connectors and gusset plates, including containing, collecting and disposing of waste material, in conformance with the plans and specifications.

The existing paint system is comprised of a red lead primer and intermediate coat and an aluminum-based top coat.

Each coat of new paint shall be tinted differently than previous coats so as to be easily distinguishable.

This paint protection shall be one of the following systems:

1.	Single Component Moisture Cure Urethane zinc rich primer, intermediate coat, and topcoat as prescribed in Option 3 of Wasser's Highway Bridges application guide.  System components as manufactured by:

Wasser High Tech Coatings, Inc.

8041 S. 228, Bldg. 103

Kent, Washington  98032

2.	"TNEMEC" Series 71 ENDURA SHIELD System, manufactured by:

Tnemec Co., Inc.

640 S. Riverside Drive

Seattle Washington  98108

3.	System 8 as described in DuPont's High Performance Coatings Manual:  Epoxy primed and urethane finished coat system.  System components as manufactured by:

E.I. DuPont Co.

Wilson Bldg., Concord Plaza

Wilmington, Delaware  19898

4.	System A3 as described in Ameron's protective coating systems for offshore platform maintenance:  High build epoxy primed and urethane finish coat system.  System components as manufactured by:

Ameron

201 North Berry Street

Brea, California  92622

Materials.  Paint furnished shall be shipped in strong, substantial containers, plainly marked with the name, weight, and volume of the contents, together with the color formula, batch number, and the name and address of the manufacturer.

The materials used in this work shall conform to the requirements specified in the appropriate section below:

SYSTEM 1

1.	Prime Coat.  The prime coat shall be MC-Zinc.

2.	Intermediate Coat.  The intermediate coat shall be MC-Ferrox B.  Color in the dry state shall closely match FED-STD-595B-23578.  The color match shall be evaluated as a general match under a daylight source in accordance with ASTM D1729.

3.	Finish Coat.  The finish coat shall be MC-Shieldcoat.  Color in the dry state shall closely match FED-STD-595B-26492.  The color match shall be evaluated as a general match under a daylight source in accordance with ASTM D1729.

SYSTEM 2

1.	Prime Coat.  The prime coat shall be TNEMEZINC No. 50-330 Poly-Ura-Prime.

2.	Intermediate Coat.  The intermediate coat shall be HI-BUILD EPOXOLINE No. 66.  Color in the dry state shall closely match FED-STD-595B-23578.  The color match shall be evaluated as a general match under a daylight source in accordance with ASTM D1729.

3.	Finish Coat.  The finish coat shall be ENDURA-SHIELD Series 71 Polyurethane Enamel.  Color in the dry state shall closely match FED-STD-595B-26492.  The color match shall be evaluated as a general match under a daylight source in accordance with ASTM D1729.

SYSTEM 3

1.	Prime Coat.  The prime coat shall be DuPont 25 P LF 63225P.

2.	Finish Coat.  The finish coat shall be IMRON, DuPont 326-Y-67637 4:1 ratio base to activator (Activator, DuPont VC-Y-511).

SYSTEM 4

1.	Prime Coat.  The prime coat shall be Amerlock 400FD Cure.

2.	Finish Coat.  The finish coat shall be Amershield FD aliphatic polyurethane.  Color in the dry state shall closely match FED-STD-595B-26492.  The color match shall be evaluated as a general match under a daylight source in accordance with ASTM D1729.

Construction Requirements.

1.	Preparing Metal Surfaces for Painting.  Brush off blast cleaning and spot blast cleaning are required for the preparation of steel surfaces.

a.	Brush Off Blast Cleaning.  Brush off blast cleaning shall be performed in accordance with SSPC-SP7 by methods which will remove the aluminum-based top coat and all dirt, loose paint, and all other deleterious materials from the entire surface of the paint but which will not significantly damage remaining sound tight paint.  Adjustment of abrasive size or type, air pressure at the blast nozzle, or similar variations may be required.  Solvent Cleaning, SSPC-SP1 and Power Tool Cleaning, SSPC-SP3 methods shall be employed as necessary to augment blast cleaning.  Any rusted or corroded areas that show up after brush off blast cleaning shall be spot blast cleaned as described below.  The surface of the finally cleaned remaining paint shall be blown down with clean air, supplemented by brushing if required, shall be free of all residue of cleaning prior to painting, and shall be approved by the Engineer prior to painting.

b.	Spot Blast Cleaning.  All rusted or corroded areas on bridges to be spot cleaned shall be spot blast cleaned in accordance with SSPC-SP6, Commercial Blast Cleaning, and the appearance of the blast cleaned area shall approximate Pictoral Standard Sa 2 of ASTM D 2200.  The edges of existing paint surrounding the spot cleaned area shall be feathered and no loose or abrupt edges of paint shall remain.

Commercial blast cleaning and spot blast cleaning shall be performed using an abrasive of a size which will produce a minimum profile of 1 mil on the surface of the finally cleaned steel.  The maximum height of the profile shall be controlled by the Contractor by his cleaning methods, so as to produce a surface profile not considered to be detrimental to the performance of the coating.

To prevent contamination of wet paint, blast cleaning shall not be performed when coatings are being applied or where drying of coated surfaces is in progress.

Abrasive used for brush off blast cleaning and spot blast cleaning shall not be reused.

2.	Containment and Disposal.  All reasonable attempts to collect the wastes generated from existing paint repair operations shall be made during brush off blast cleaning and spot blasting cleaning activities.  Tarpaulins, drapes or other appropriate methods shall be used to recover and contain abrasives, rust, old aluminum top coat, and any debris generated during preparation and painting operations of the structure.  Recovered waste material shall be collected at a minimum at the end of each day, or as directed by the Engineer.

A Containment and Disposal Plan shall be submitted at the Pre-Construction Conference for approval by the Engineer.  No brush off blast cleaning and/or spot blast cleaning shall occur prior to approval of the Plan.

Collected debris shall not be reused and shall be disposed of at a Department of Environmental Conservation approved landfill.  Transfer to the landfill shall be in vehicles, free from leakage, and covered by tarps to prevent escapement of debris into the environment.  Temporary stockpiling of the debris material shall be on reinforced viscuine and kept covered at all times.

Liners, tarps, and drapes used to contain the wastes shall be maintained in good condition.  If punctures in the tarps or liners occur, the operator shall make every effort to repair the holes and capture the wastes.  Brush off blast cleaning and spot blast cleaning shall be stopped during periods of high wind and/or precipitation when containment is impractical, or as directed by the Engineer.

3.	Schedule of Paint Coats for Metals.

SYSTEM 1

For System 1, Structural Steel shall be painted with a minimum of 3 coats:

a.	Prime coat (dry film thickness 3.0 mils min.)

b.	Intermediate coat (dry film thickness 3.0 mils min.)

c.	Finish coat (dry film thickness 2.0 mils min.)

All coats shall be applied according to the manufacturer's written instructions.

SYSTEM 2

For System 2, Structural Steel shall be painted with a minimum of 3 coats:

a.	Prime coat (dry film thickness 2.0 to 3.0 mils)

b.	Intermediate coat (dry film thickness 4.0 mils to 6.0 mils)

c.	Finish coat (dry film thickness 1.5 to 2.5 mils)

All coats shall be applied according to the manufacturer's written instructions.

SYSTEM 3

For System 3, Structural Steel shall be painted with a minimum of 2 coats:

a.	Prime coat (dry film thickness 8.0 mils min.)

b.	Finish coat (dry film thickness 2.0 mils min.)

All coats shall be applied according to the manufacturer's written instructions.

SYSTEM 4

For System 4, Structural Steel shall be painted with a minimum of 2 coats:

a.	Prime coat (dry film thickness 5.0 mils min.)

b.	Finish coat (dry film thickness 5.0 mils min.)

All coats shall be applied according to the manufacturer's written instructions.

Make the following changes under item 3. Painting Metal Surfaces:

Delete the subparagraphs under heading a. Time of Application, and substitute the following:

a.	Time of Application.  The prime coat shall be applied as soon as possible after the surface has been cleaned and before deterioration of the surface occurs.  Any oil, grease, soil, dust or foreign matter deposited on the surface after the surface preparation is completed shall be removed prior to painting.  In the event that rusting occurs after completion of the surface preparation, the surface shall be cleaned again.

Care shall be taken to prevent the contamination of cleaned surfaces with salts, acids, alkali, or other corrosive chemicals before the prime coat is applied and between applications of the remaining coats.  Such contamination shall be removed from the surface.  Under these circumstances the prime coat shall be applied immediately after the surface has been cleaned.

Delete the subparagraphs under heading b. Storage of Paint Thinner.

Delete the subparagraphs under heading c. Mixing and Thinning.

Delete the subparagraphs under heading j. Handling of Painted Steel, and substitute the following:

j.	Handling of Painted Steel.  Painted steel shall not be handled until the coating has dried except for necessary handling and turning for painting or stacking for drying.

k.	Repair of Defects.  Paint which is damaged shall be removed and touched up with the same number of coats and kinds of paint as were previously applied to the steel or in  conformance with the coating manufacturer's written recommendations and procedures.  Galvanized steel damaged by field welding or  any other reason shall be hand cleaned and  repaired in accordance with AASHTO M36-24.  Repair of galvanizing shall be made at no additional cost to the State.

l.	Component Origin.  All components of any system shall come from one manufacturer.

m.	System Durability and Certification.  The coating system manufacturer shall review the project and the coatings proposed environment and shall issue recommendations and instructions to the applicator to insure maximum durability and proper application of the coating on this project.

The applicator shall certify to the Department that the system was applied in accordance with the manufacturer's recommendation and instructions and shall enclose a copy of the recommendation and instructions with the certificate.

504-4.01  Method of Measurement.  Add the following:  Item 504(6) Existing Paint Repair will be measured by the gallon of paint installed and accepted.

504-5.01  Basis of Payment.  Add the following:  Furnishing, fabricating and installing stud shear connectors on existing beams will not be paid for separately, but will be included in the lump sum price for structural steel, furnished, fabricated and erected.

Furnishing, fabricating, galvanizing and erecting of the structural steel finger plate expansion joints and cross drains will not be paid for separately, but will be included in the lump sum price for structural steel, furnished, fabricated and erected.

Removal, modification and reinstallation of lateral bracing, including temporary bracing, will not be paid for separately, but will be included in the lump sum price for structural steel, furnished, fabricated and erected.

Painting of new structural steel will not be paid for separately, but will be included in the lump sum price for structural steel, furnished, fabricated and erected.

Payment for Item 504(6) Existing Paint Repair will be full compensation for furnishing all labor, equipment and materials required to clean and paint the existing steel portions of the bridge that have paint failure.  Removal of existing paint and waste containment and disposal required for existing paint repair will not be paid for separately, but will be subsidiary to the item.

Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

504(6)          Existing Paint Repair        Gallon

SECTION 505

PILING

Special Provisions

505-3.09  Driving Piles.  In the first paragraph, fifth sentence, change "1/2 inch" to "1-inch".

***		Delete paragraph 10 in its entirety (the second paragraph on page 250).

SECTION 507

BRIDGE RAILING

Standard Modifications

507-4.01  Method of Measurement.  Add the following:  It shall also include concrete and associated reinforcing steel included or partially contained within the limits of the concrete rail section.  (5/12/89)

SECTION 508

MEMBRANE WATERPROOFING

Special Provisions

Delete this Section in its entirety and substitute the following:

508-1.01  Description.  This work consists of furnishing and installing membrane waterproofing on concrete bridge decks in conformance with the plans.

When the plans provide for the construction of bridge decks with precast concrete components utilizing epoxy coated reinforcing steel, this work shall consist of furnishing and applying an 18-inch minimum width strip of membrane waterproofing centered over the joints between adjacent concrete members.

The top surface of cast-in-place concrete deck closures shall be completely covered with membrane waterproofing.

508-2.01  Membrane Waterproofing Material.  Membranes for bridge deck waterproofing shall be a manufactured type membrane as specified herein.

Membrane shall consist of a single or multiple component elastomeric material and shall be a product listed on the Department's Approved Products List, or an approved equal, with the exclusion of Polyguard 668, manufactured by Polyguard Products, Inc.

508-2.02  Overlay Materials.  Materials requirements for pavement overlays on waterproof membranes shall conform to those specified in Section 401.

CONSTRUCTION REQUIREMENTS

508-3.01  Application of Membrane Waterproofing.

1.	General.  Membrane waterproofing shall be installed in a manner to assure the following results:

a.	A complete bond between the membrane and the concrete surface of deck and curb face.

b.	An unbroken waterproof membrane in place between the concrete deck surface and the asphalt overlay.

c.	A complete bond between the membrane and the asphalt overlay.

The membranes shall be installed under the supervision of a representative from the membrane manufacturing company and in accordance with the manufacturer's published instructions.

2.	Preparation of Concrete Deck.  All concrete surfaces to receive membranes shall have cured a minimum of 28 days prior to application of the membrane.  Grout in keyways between precast concrete deck components need only have cured a minimum of 14 days prior to application of the membrane.

The entire deck shall be free of all foreign materials such as dirt, dust, moisture, loose concrete, etc.  Prior to applying the tack coat, primer or emulsion, all dust and loose material shall be removed from the deck by power sweeping followed by a thorough cleaning with compressed air.  Any sharp concrete edges on the deck surface which would puncture the membrane shall be corrected in a satisfactory manner prior to application of the membrane.  Grease, oil, paint, etc., shall be removed with solvents, detergents or sand blasting on decks that are to receive manufactured membranes.

Additional power sweeping, vacuuming, compressed air cleaning, or hand brooming shall be performed immediately before applying the tack coat, primer or emulsion if deemed necessary by the Engineer or manufacturer's representative.

3.	Weather and Moisture Limitations.  In order to minimize outgassing, liquid-type manufactured membranes shall be applied only when deck surface temperatures are falling, or likely to fall, during the curing period of the membrane.

Work shall not be done during wet weather conditions, nor when the deck and ambient air temperatures are below 40 degrees F.

4.	Overlaying and Protection of Membrane.  The asphalt overlay shall not be placed until the membrane has cured to the proper state to prevent damage by the overlaying operation.  Vehicles, except the spreader and trucks used for hauling the asphalt overlay mix, shall not be operated on the membrane.

Paving machines used over the membrane waterproofing shall be rubber tired or rubber tracked.  Steel-wheeled rollers only shall be used to compact the asphalt paving on the bridge decks.

Asphalt shall be placed, spread, and rolled in such a manner that the membrane will not be damaged.  The Contractor shall adhere to the manufacturer's published minimum and maximum temperature limitations for asphalt overlay material.  The use of vibratory rollers, with vibrator on, will not be permitted.

508-4.01  Method of Measurement.  Membrane waterproofing will not be measured for payment.

All materials for the asphalt overlay will be included in the measurements of quantities for the appropriate paving items.

No adjustments will be made in the quantities or prices of materials for asphalt overlay because of any variations resulting from utilizing waterproof membranes of greater or lesser thickness.

508-5.01  Basis of Payment.  Waterproof membrane will not be paid for separately, but will be subsidiary to Item 501(15) Precast Concrete Deck Panels.

SECTION 606

GUARDRAIL

Special Provisions

606-1.01  Description.  Add the following:  This work shall also consist of installing breakaway cable terminals and guardrail/bridgerail connections at the locations shown on the plans.

606-3.01 Posts.  Add the following:  The foundation type for the breakaway cable terminal posts shall be the "steel post embedment-soil or concrete" option as shown on Standard Drawing G-18.

606-3.02  Rail Elements.  Add the following:  Guardrail elements shall be factory bent for all radii less than 75-feet.

606-3.04  Removal and Disposal of Existing Guardrail.  Delete in its entirety and substitute the following:  All posts, rail and hardware, including nuts, bolts, washers, etc., from the existing guardrail designated for removal shall be salvaged and delivered to the Chulitna Station State Maintenance Yard.

606-3.08  Length of Need Verification.  Add the following subsection:  After shaping the slopes and staking all proposed guardrail locations, the Contractor shall notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer prior to installation.  The Engineer may determine that additional guardrail is necessary, and the Contractor shall comply without delay.  (3/17/86)

606-4.01  Method of Measurement.  Delete the third paragraph and replace with the following:  Breakaway cable terminals shall be measured per each installation which shall include anchor cable assembly, terminal posts, terminal end, and all associated hardware.  Rail elements, standard posts, and blocking for breakaway cable terminals shall be measured as beam type guardrail.

Add the following:  Guardrail/bridge rail connections shall be measured per each installation which shall include a section of nested thrie beam guardrail, thrie beam to standard W-beam transition, thrie beam transition bracket, posts and all associated hardware.

606-5.01  Basis of Payment.  Add the following pay items:

Pay Item No.			Pay Item	Pay Unit

606(8)         Breakaway Cable Terminal       Each

606(12)    Guardrail/Bridge Rail Connection   Each

(9/1/89)

SECTION 611

RIPRAP

Special Provisions

611-2.01  Materials.  Add the following:

5.	Class IA.  No more than 10 percent of the stones by total weight shall weigh more than 25 pounds per piece and no more than 50 percent by total weight of the stones shall weigh less than 10 pounds per piece.

611-5.01  Basis of Payment.  Add the following:  Class IA riprap will not be paid for separately, but will be subsidiary to Items 501(2) Class A-A Concrete and 505(9) Structural Steel Sheet Piles, Furnished and Driven.

SECTION 615

STANDARD SIGNS

Special Provisions

615-2.01  Materials.  Add the following to the end of the first sentence of the fifth paragraph:  "and the Alaska Traffic Manual."

Delete paragraphs 7 and 8 and substitute the following:  Sign posts and bases shall be of the types specified.  Structural aspects of design and materials for sign supports shall comply with the AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals.

Concrete for steel-reinforced slip base and breakaway base foundations shall be Class A, conforming to the requirements of Section 501, Structural Concrete.  Concrete for other sign foundations may be Class W.

(5/7/91)

SECTION 618

SEEDING

Special Provisions

618-1.01   Description.  Delete this subsection and substitute the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be overlaid with topsoil and seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, fertilizer and water for maintenance.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01  Materials.  Add the following to the list of material specifications:

Mulch                       Section 727-2.01

618-3.01  Soil Preparation.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered with topsoil in accordance with Section 620, and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be completed as soon as topsoil is placed on the slopes.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is adjacent to  wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not encroach onto the wetlands.  The performance of this work is subsidiary to seeding and will not be paid for directly.

618-3.02  Seeding Seasons.  In the first paragraph, change "August 15" to "August 1".

618-3.03  Application.  In the first sentence of subparagraph b., under numbered paragraph 1., Hydraulic Method, delete the following:  "Item 619(1),".

Add the following:  Seed, mulch, and fertilizer shall be applied as shown in the following table per 1,000 square feet.  If the hydraulic method for seed and mulch is used, it shall be made in one application.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  All fertilizer shall be applied by the hydraulic method.

Application

Item              Ingredients           Rate Lbs/MSF

Rural Seed     Red Fescue (Arctared)          0.90 lb.

Mix            Annual Ryegrass (Lolium)       0.10 lb.

TOTAL =        1.00 lbs

Mulch                                         35.0 lbs.

Fertilizer     20-20-10                       12.0 lbs.

The Contractor shall not remove the required tags from the seed bags.

618-4.01  Method of Measurement.  Delete the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (dry measure) accepted in place.  The amount of topsoil, mulch, fertilizer and water for maintenance used in this work, including any required reseeding, will be subsidiary to seeding and will not be measured separately for payment.

618-5.01  Basis of Payment.  Add the following:   Topsoil, fertilizer, mulch and water for maintenance as described above, will not be paid for directly, but will be subsidiary to Item 618(2) Seeding.

(6/1/90)

SECTION 620

TOPSOIL

Special Provisions

620-2.01  Materials.  Add the following:  Prior to seeding, the topsoil shall be tested for Ph.  If the Ph is less than 6.0, limestone shall be added in accordance with Table 726-1, Limestone Requirements.

620-5.01  Basis of Payment.  Add the following:  Topsoil and limestone, (if limestone is required), will not be paid for directly, but will be subsidiary to Item 618(2) Seeding.

(6/1/90)

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  Method of Measurement.  Delete item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)

SECTION 641

TEMPORARY EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  Description.  Add the following: Silt fence shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of Subsection 107-1.11, Protection and Restoration of Property and Landscape.  Additional silt fencing may be required at other sites as directed by the Engineer.

641-1.03  Materials.  Add the following subsection:  The silt fence filtration material shall meet the requirements shown in Table 729-4 in Section 729, Geotextiles.

The silt fence support framework shall be finished 4 x 4-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

641-2.01 Construction Requirements.  Add the following:  The Contractor shall be responsible for the containment, cleanup, and disposal of all construction-related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  The temporary erosion and pollution control plan shall address the measures the Contractor shall implement in the containment, cleanup, and disposal of such substances as well as the methods to be utilized for disposing of waste oil or other hazardous substances generated by construction equipment or activities.  The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.  The plan shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

Silt fence shall be installed as shown on the plans.  The silt fence shall not be removed until adequate vegetative growth insures no further erosion of the slopes.  The silt fence designated for removal on the plans shall be removed and disposed of off the project upon completion of construction at those sites.  The fabric shall be cut off at ground level and the wire and posts shall be removed.  The silt fence removal shall be performed in such a manner that retained silt is not discharged into wetlands or waterbodies.  If a sediment height in excess of four inches above ground remains, the sediment shall be spread on the roadway side of the fence location and seeded immediately in accordance with Section 618, Seeding.

641-2.02  Best Management Practices.  Add the following subsection:  Erosion and sediment control measures are more easily accomplished if construction operations are properly scheduled.  Operations should be planned, when possible, for that time of year when potential for erosion is low.

There are a number of factors to consider and operations to schedule in the development of an acceptable temporary erosion and pollution control plan.  These include, but are not necessarily limited to the following:

1.	Clearing by cutting, slashing and disposing of the trees and other debris.

2.	Installation of temporary erosion and sediment control measures, such as silt fence, on the downhill side of the construction work area before building the embankment or excavating a slope.

3.	Inspection and maintenance of each erosion and sediment control measure should be performed after each significant storm.  Silt fences should be inspected periodically for damage, such as tearing by wind, animals or equipment, and for the amount of sediment which has accumulated.  Removal of the sediment is generally necessary when it reaches half the height of the silt fence.  In situations where access is available, machinery can be used; otherwise it must be removed manually.  The key elements to remember are:

a.	The sediment deposits should be removed when heavy rain or high water is anticipated.

b.	The sediment removed should be placed in an area where there is little danger of erosion.

641-3.01  Method of Measurement.  Add the following:  Silt fence will be measured by the linear foot along the top of the fence.

641-4.01  Basis of Payment.  Add the following:  Payment for Item 641(2), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, and maintain the silt fence in accordance with these specifications.  Removal of silt fence will be paid under Item 202(29), Removal of Silt Fence.

Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

641(2)               Silt Fence          Linear Foot

(6/1/90)

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01   Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix A.

Add the following:  The Contractor shall provide a bridge survey of the existing Chulitna River bridge.

642-3.01  Construction Requirements.  Add the following after item 11.:

12.	The Contractor's survey crews shall comply with approved traffic control plans.  Crews shall coordinate their activities with the project's Worksite Traffic Supervisor.

Add the following:  Prior to the preparation of shop drawings for the fabrication of any materials for this contract, or prior to the fabrication of such materials if shop drawings are not needed, the Contractor shall perform a bridge survey of the Chulitna River bridge.  The survey shall be performed by, or under the direct supervision of, a Professional Engineer registered in the field of civil engineering in the State of Alaska.

The Contractor shall submit the name of the Professional Engineer that will be used to perform the survey to the Engineer at least one week prior to the planned beginning of the survey.

The survey shall catalog the existing dimensions for all bridge elements, as well as any other information which might influence the Contractor's operations.  No shop drawing approval will be granted nor shall any fabrication of materials begin until the results of the survey are complete.  Fabrication dimensions of materials shall follow the findings of the survey.  No additional compensation will be paid to the Contractor nor any additional contract time allowed due to material not fitting in the field.

The survey shall also determine any modifications which have been made on the bridge which make the information shown on the as-built drawings incomplete or erroneous and shall document such modifications.

The findings of the survey shall be submitted in a report.  The report shall contain the results of the dimension check (red-lined on as-builts supplied by the Engineer), the modifications survey, and any noteworthy items incidentally noticed regarding the condition of the bridge, including but not limited to:

1.	Evidence of fatigue or cracking in any member,

2.	Extensive corrosion of any members,

3.	Loose or missing fittings, splices, members, etc.

The report shall not contain recommendations or opinions.  It shall contain factual information from field verification of as-built drawings only.

Four draft copies of the report shall be submitted to the Engineer allowing 10 calendar days for review and approval.  All review comments and suggestions made by the Engineer shall be addressed and/or incorporated into the report prior to the final submittal.

The Contractor shall submit four copies of the final report to the Engineer, each report bound in a binder and carrying the seal of the engineer responsible for the survey and the preparation of the report.

642-5.01  Basis of Payment.  Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

642(5)              Bridge Survey	Lump Sum

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  Traffic Control Plan.  Add the following to the third paragraph:  All TCPs submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

643-1.03  Worksite Traffic Supervisor.  Delete the second sentence of the first paragraph and substitute the following:  The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Lines Specialist by the International Municipal Signal Association (IMSA), or,

3.	Be currently certified as a Worksite Traffic Technician by ATSSA, or,

4.	Have successfully passed the Design and Operation of Work Zone Traffic course sponsored by the Federal Highway Administration (FHWA).

If the individual is certified under Items 2, 3 or 4 above, the Contractor shall submit documentation that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work.  The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system.  Having persons that actually perform the labor under one's control would satisfy this requirement.

643-1.04 Construction Phasing Plan.  Revise the first sentence to read as follows:  A Construction Phasing Plan shall be submitted at least five working days prior to the preconstruction conference for approval by the Engineer and shall consist of the following:  (5/7/91)

643-2.01  Materials.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8-feet.

643-3.01  General Construction Requirements.  Add the following:  At least one lane of traffic shall be maintained through the site at all times, except that temporary closures not to exceed 30 minutes may be instituted for operations as approved by the Engineer.

643-3.02  Roadway Characteristics During Construction.  Delete the second paragraph.

643-3.03  Public Notice.  Add the following:  The Worksite Traffic Supervisor shall notify the Engineer a minimum of 7 days prior to any scheduled delay or closure of driving lanes within the project corridor.  The Engineer will run newspaper advertisements in the Anchorage Daily News indicating the effective dates, and will provide the Contractor's name and the Contractor's "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.

The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  The advertisements shall be published in the following newspaper:

Fairbanks Daily News Miner

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order will not be required to initiate newspaper advertisements.

The Worksite Traffic Supervisor shall mail or fax copies of the newspaper advertisements a minimum of one week in advance of commencing construction, resuming construction after seasonal suspension, any scheduled delay, any closure of driving lanes within the project corridor or a minimum of once per week during periods of no change in traffic patterns to the following agencies, including but not necessarily limited to:

1.	Alaska Truckers Association

2.	Alaska State Troopers

3.	Local Fire Authority

4.	Local School & Transit Authorities

5.	Local Emergency Medical Services

6.	Local Media

7.	Alaska Railroad

8.	U.S. Postal Service

9.	Grayline of Alaska

10.	Princess Tours

11.	National Park Service (McKinley National Park)

12.	Division of Parks & Recreation (Denali State Park)

13.	Mat-Su Convention & Visitors Bureau

643-3.04  Traffic Control Devices.  Under Item 1., Embankments, change the reference from "Annual Average Daily Traffic (AADT)" to read "Average Daily Traffic (ADT)".

Add the following:

9.	Portable Changeable Message Board Signs.  Portable changeable message board signs shall be truck or trailer mounted with a self-contained power supply for the sign and shall have the following features:

a.	Message sign panel size of 5 ft - 8 in by 7 ft - 5 in, minimum, with a capacity for a three line message.

b.	Eight character display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least 7 feet above the pavement to the bottom of the message sign panel.

k.	The capacity to operate with a battery pack for 2 hours under full load.

10.	Temporary Traffic Control Signal System.  The Contractor shall provide a submittal of the traffic control signal system that he intends to use for the one-lane bridge operation at the Preconstruction Conference.  The submittal shall include a TCP and the make of equipment and operations manuals as well as any field wiring that may be needed to make the unit or units function as specified.  The Contractor shall also submit a contingency plan on how he intends to handle traffic if the equipment should malfunction.  The Department will not be liable for any material purchased, labor performed, equipment used or delay to the work before all materials and TCPs have been reviewed and approved.

The traffic control signal system shall be installed and operated in accordance with the requirements of Part IV Signals of the Alaska Traffic Manual (1988 Manual On Uniform Traffic Control Devices, MUTCD, plus the Alaska Supplement).  The traffic signals shall be 12 inch R-Y-G displays with backplates and visors.  Signal faces, detectors and control equipment shall be kept in good operating condition at all times.  Signal timings shall be approved by the Engineer.

The minimum mounting height to the bottom of the signal shall be ten feet above the roadway surface.  If the signal is suspended over the traveled portion of the roadway the minimum height to the bottom of the signal shall be 17'6" with a maximum height of 19' above the roadway surface.

The horizontal and vertical alignment of the roadway may require adjustment in the location of the advance warning signs.  The vertical alignment of the roadway may require adjustments in height of the signal heads.  Signs shall not block the visibility of the traffic signals.

Type A flashing warning lights are required above the ONE LANE ROADWAY 1000 FEET, the SIGNAL AHEAD symbol and the BE PREPARED TO STOP signs.  Type C steady burning warning lights shall be installed on all drums, barricades and vertical panels during hours of darkness.

The traffic control signal system shall have the following minimum control capability:

a.	A fixed green interval adjustable from 0 to 60 seconds in 1 second increments.

b.	A 3 second, minimum, yellow change interval shall follow each green interval.

c.	An all-red clearance interval shall follow each yellow change interval.  The all-red clearance interval shall permit a vehicle to travel the length of the one-way lane before a green indication is shown to the opposing traffic.  The all-red interval shall be adjustable from 0 to 420 seconds in 1 second increments.

d.	A means of protecting against green-green; yellow-green; yellow-yellow conflicts.  If conflict is detected the signals shall go into flashing mode of operation with flashing red signal displays at each end of the one-lane section.

e.	One-way lane control that require sets of signals to be coordinated, may be interconnected by cable or radio so that they are operated from a single manual or automatic control.

The traffic signal shall operate in a pre-timed mode where the signal times out a selectable green for northbound traffic, followed by a 3 second minimum yellow change interval, followed by a selectable all-red clearance interval.  It will then time out a selectable green for southbound traffic, followed by a 3 second minimum yellow change interval, followed by a selectable all-red clearance interval, then repeat the same operation.

The Contractor shall have an employee knowledgeable in the operation of the temporary signal system on site at all times that the roadway is reduced to one lane, regardless of whether other Contractor forces are working.  The Contractor may work the signals manually.  The Contractor shall submit a detailed plan of how he will operate the units during this time for review and approval by the Engineer.

643-3.08  Construction Sequencing.  Delete this subsection in its entirety and substitute the following:  Throughout the duration of the project, the existing roadway configuration shall be maintained, except for restrictions to traffic addressed through approved Traffic Control Plans.  During roadway closures, no vehicle shall have a waiting period of more than 30 minutes and all vehicles in the waiting columns shall be cleared prior to the next road closure.  Roadway closures or restrictions to traffic other than the normal delay time resulting from a one lane road operation will not be allowed during the times listed below:

1.	Friday from 4:00 PM to Sunday at 11:00 PM.

2.	Around any holiday as described below:

a.	If a holiday falls on Monday, from 6:00 AM to 10:00 PM on the day of the holiday.

b.	If a holiday falls on Tuesday, from 6:00 AM to 10:00 PM on the day before the holiday and the day of the holiday.

c.	If a holiday falls on Wednesday or Friday, from 4:30 PM to 10:00 PM on the day before the holiday and from 6:00 AM to 10:00 PM on the day of the holiday.

d.	If a holiday falls on Thursday, from 4:30 PM to 10:00 PM on the day before the holiday, and from 6:00 AM to 10:00 PM on the day of the holiday and the day after the holiday.

In addition to the above conditions, the Contractor shall adhere to additional traffic control provisions relating to the placement of precast concrete deck panels for the Chulitna River bridge as set forth in subsection 501-3.11 Placing Precast Concrete Deck Panels.

The Contractor may maintain traffic on a gravel roadway surface during construction, however, all paving shall be completed prior to winter shutdown.  Traffic on the bridge shall be maintained on two-way, asphalt paved surface between October 31, 1992 and April 15, 1993.

Traffic control devices will be required if a hazardous area, as described in Subsection 643-3.04(1), Embankments, exists within 32 feet from the edge of travelled way.

643-4.01  Method of Measurement.  Add the following to item 1.:  Permanent Construction Signing will be measured by the calendar day and shall consist of furnishing all labor, tools, equipment, signs, sign supports, and incidentals necessary to install and remove the Permanent Construction Signing as detailed on the Traffic Control Plan.  The quantity to be paid for shall be the number of calendar days the Permanent Construction Signing is accepted and maintained in place.

Newspaper advertisements will not be included in measurement for Traffic Maintenance.

Delete the second sentence of the first paragraph under item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted and maintained in place during the life of this contract.

Delete the fourth sentence of the first paragraph under item 2.

Delete the last sentence of the first paragraph under Item 3. and replace with the following:  The quantities to be paid for shall be the number of hours or days that the setups are installed, accepted and maintained in place during the life of this contract.

Add the following after the first sentence under item 5.:  When temporary crash cushions are required to be moved to a location which is less than 10 feet from the initial installation, the relocation will be subsidiary to the initial installation and no separate payment will be made.

Add the following:  Item 643(25) Portable Changeable Message Board Signs will be measured by the calendar day for each sign used as approved by the Engineer.

Item 643(28) Temporary Traffic Control Signal System will be measured by the calendar day for the complete system used for a one lane road operation.

Newspaper advertisements ordered by the Department will be measured for payment based on a prorated amount of the cost for the advertisement.  The prorated amount will be calculated by dividing the cost of the advertisement among all projects currently advertising.  The Engineer will notify the Contractor within 3 days of receipt of the newspaper's bill, the amount due the newspaper for this project.

Providing a "hot-line road report" telephone with pre-recorded message will not be measured for payment but will be subsidiary to Item 643(1), Traffic Maintenance.

643-5.01  Basis of Payment.  Add the following:  Payment for Item 643(25) Portable Changeable Message Board Signs will be full compensation for all labor, equipment, and materials to provide, move, maintain, program, and operate a portable message board sign on the project.

Payment for Item 643(28) Temporary Traffic Control Signal System will be full compensation for all labor, equipment, and materials to provide, move, maintain, program and operate the system.  A full time on-site employee able to operate the temporary traffic control signal system will not be paid for separately, but will be subsidiary to the item.

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent.  Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Change the pay unit for item 643(11), Portable Concrete Barrier from "Each" to "Linear Foot".

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

643(25)	Portable Changeable Message	Calendar

Board Sign	Day

643(28)	Temporary Traffic Control	Calendar

Signal System	Day

643(29)	Newspaper Advertisements	Contingent

Sum

SECTION 644

SERVICES TO BE FURNISHED

BY THE CONTRACTOR

Special Provisions

644-2.01  Field Office.  Delete this subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work through 30 days after final acceptance.  The following office requirements shall be met:

1.	A minimum of 500 square feet of floor area.

2.	A suitable heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 cycle power.

4.	A minimum of 60 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 6 vehicles.

6.	Sanitary lavatory facilities provided.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within five miles of the project.

SECTION 670

TRAFFIC MARKINGS

Standard Modifications

670-3.01  Construction Requirements.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04  Storage And Application Temperatures.  In Table 702-1, change storage temperatures for Acs from "340 Max" to "325 Max".  (5/12/89)

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  Fine Aggregate for Concrete.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0 (5/12/89)

703-2.02  Coarse Aggregate for Concrete.  In the first sentence, insert ", class B," after "AASHTO M 80".  (5/12/89)

703-2.03  Aggregate for Base.  Add the following to the list under the first paragraph:

Plastic Index     AASHTO T-90     6 max.

Special Provisions

703-2.03  Aggregate for Base.  Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Sieve Designation			D-1

1-1/2 inch			---

1 inch				100

3/4 inch				70-100

3/8 inch				50-79

No. 4				35-58

No. 8				20-47

No. 40				8-23

No. 200				0-6

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  In the second paragraph, after Fine Aggregate, delete the remainder of the sentence after "thereof". and add the following:

The fine aggregate will meet the following requirements:

Plastic Index     AASHTO T-90     4 max.

Sodium Sulfate    AASHTO T-104   15 percent max.

Soundness Loss

Modify Table 703-3 to read as follows:

Asphalt Concrete

Sieve Designation                   Type II

3/4-inch                             100

1/2-inch                            82-100

3/8-inch                            68-90

No. 4                              50-79

No. 10                             36-67

No. 40                             17-44

No. 80                              9-29

No. 200                             3-10

703-2.07  Selected Material.  Add the following to Item 1., Selected Material, Type A:  It shall have 30 to 55 percent by weight of particles passing the No. 4 sieve.

SECTION 716

STRUCTURAL STEEL

Standard Modifications

716-2.03  High Tensile Strength Bolts.  Add the following:  All bolts, nuts, and washers are to be marked with a symbol identifying the manufacturer as required in ASTM A325 Section 14, A490 Section 15, A563 Section 10.7 and 10.8, A194 Section 14, and F436 Section 14.  The supplier shall provide the symbol and address of each manufacturer for all the bolts, nuts, and washers supplied to the project.

The supplier's certification shall provide a corresponding lot number appearing on the shipping package and the certification.  The supplier's certification shall note when and where all testing was done, including the rotational-capacity tests indicated below, and include zinc thickness when galvanized bolts and nuts are used.

The maximum hardness for AASHTO M 164(A325) bolts shall be 33Rc.  The maximum tensile strength shall be 150ksi for bolts 1 inch or less in diameter and 120ksi for larger bolts.

Nuts shall be Grade 2H or DH for black or galvanized fasteners.  For galvanized fasteners the nuts shall be overtapped to the minimum amount required for the fastener assembly.  All nuts, bolts and washers shall have the manufacturers markings on them.

All galvanized nuts shall be lubricated with a lubricant containing a visible dye so a visual check can be made for the lubricant at the time of field installation.  Black bolts shall be "oily" to the touch when installed.  Weathered or rusted bolts shall be cleaned and re-lubricated prior to installation.

High-strength fasteners, black and galvanized, shall be subjected to a rotational-capacity test (AASHTO M 164, Section 8.5) and shall meet the following requirements:

a.	They shall go through two times the required number of turns (from snug tight conditions) indicated in the 1988 Interim AASHTO Bridge Specification, Table 10.17B, in a Skidmore-Wilhelm Calibrator, or equivalent tension measuring device, without stripping or failure.

b.	During this test, the maximum recorded tension shall be equal to or greater than 1.15 times the Required Fastener Tension, AASHTO Table 10.17A.

c.	The measured torque to produce the Required Fastener Tension shall not exceed the value obtained by the following equation:

Torque = 0.25 PD

Where:  Torque = Measured Torque (Foot-Pounds)

P      = Measured Bolt Tension (Pounds)

D      = Nominal Diameter (Feet)

Proof load tests (ASTM F 606 Method 1) are required for the bolts.  Wedge tests of full size bolts are required in accordance with Section 8.3 of AASHTO M 164.  Galvanized bolts shall be wedge tested after galvanizing.  Proof load tests (AASHTO M 291) are required for the nuts.  The proof load tests for nuts to be used with galvanized bolts shall be performed after galvanizing, overtapping and lubricating.

All galvanized nuts shall be lubricated in accordance with ASTM A563 Section 4.8.  In addition the name, method of application, and dilution of the lubrication applied to the nuts shall be provided with the documentation.

Section 7.4 of ASTM A563 shall be deleted and Section 7.5 changed to read as shown below.  These requirements also apply to 2H nuts covered under ASTM A194.

7.5 Nuts to be used on bolts mechanically zinc coated or on bolts hot-dip zinc-coated, shall be tapped oversize by a diametral amount sufficient to permit assembly on the coated bolt thread, unless other requirements are specified in the inquiry or purchase order.

(5/12/89)

SECTION 726

TOPSOIL

Standard Modifications

726-2.01  Topsoil.  In the second paragraph, change "not less than 1%" to read "not less than 3%".  (5/12/89)

SECTION 729

GEOTEXTILES

Special Provisions

729-2.04  Temporary Silt Fence.  Add the following subsection:  The geotextile supplied shall meet the physical and mechanical properties listed in Table 729-4.

Table 729-4

GEOTEXTILE REQUIREMENTS FOR TEMPORARY SILT FENCE

| Geotextile Property | Test Method (ASTM) | Fence Supported Requirements | Self-Supported Requirements |
| --- | --- | --- | --- |
| Grab Tensile Strength lb., min. | D-4632 | 90 | 90 |
| Elongation at 50% min. Tensile Strength, (45 lb.), % max. | D-4632 | N/A | 50 |
| Water Permittivity 1/sec., min. | D-4491 | 0.01 | 0.01 |
| Apparent Opening Size, mm, max. | D-4751 | 0.84 | 0.84 |
| UV Degradation @ 500 hr. exposure, % Strength Retained, min. | D-4355 | 70 | 70 |
| Geotextile Acceptance, Pass or Fail | D-4759 | Pass | Pass |

Notes:

1.	Geotextile Property Value = Minimum average roll values 95% confidence level in the weaker principal direction.

2.	0.85 mm. = U.S. Standard Sieve Size 20.

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04  Sign Posts. Delete Item 4., "Multi-directional Breakaway Load Concentration Coupler Base Assemblies and Coupler Hinge Plate", and substitute the following:

4.	Wide Flange Posts.

a.	Steel for wide flange posts shall conform to AASHTO M 183.

b.	Post sizes shall be as designated on the plans.

c.	Posts shall be hot dip galvanized in a manner conforming to AASHTO M 111 after fabrication.  Any cutting of metal posts after hot dip galvanizing shall be accomplished with minimum damage to the zinc coating and all exposed surfaces shall be protected by treating the exposed area in the same manner as if it were abraded or damaged.

d.	Galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating shall be repaired in accordance with the applicable provisions of AASHTO M 36.

(5/7/91)

APPENDIX A

CONSTRUCTION SURVEYING REQUIREMENTS