- SPECIAL NOTICE TO BIDDERS

The Department hereby notifies bidders that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	These items are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Quantity Computations

b.	Cross-Sections

c.	Chugach Electric Association, Inc. as-builts.

d.	East Dowling Road Extension and reconstruction Subsurface Exploration and Foundation Recommendations, November 2007.

e.	State of Alaska Department of Transportation and Public Facilities (DOT&PF) publication, Alaska Storm Water Pollution Prevention Plan Guide, January 19, 2005.

f.	Standard Specifications for Highway Construction 2004.  ($25.00)

g.	Alaska Test Methods Manual (Lab & Field), 2004 Edition.  ($25.00)

2.	The Department has approved an environmental document addressing concerns and environmental commitments and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0534.

3.	The Materials Certification List (MCL) has been included in Appendix F.  This list is provided for the Contractor to determine which materials will require submittal to the project Engineer for certification of compliance.  The MCL also provides the Project Engineer with the appropriate approving authority.

4.	The Department requires all workers within the project limits to wear an outer visible surface or layer of high visibility color and retro reflectivity.  See subsection 643-3.11, High Visibility Clothing for requirements.

5.	Contractors must comply with Administrative Order 226, which establishes a 15% goal for hiring apprentices in certain job categories; on highway, airport, harbor, dam, tunnel, utility or dredging projects awarded by the DOT&PF.  This Administrative Order will apply to all such projects advertised after September 1, 2005, where the project construction cost exceeds 2.5 million dollars.

For additional details, please visit http://labor.state.ak.us/lss/forms/ApprenHireReq.pdf.

PART 4

STANDARD MODIFICATIONS
AND SPECIAL PROVISIONS
to the
STATE OF ALASKA
STANDARD SPECIFICATIONS
FOR
HIGHWAY CONSTRUCTION
2004 EDITION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.03 DEFINITIONS.  Replace the definitions of SUBGRADE with the following:

SUBGRADE.  The soil or embankment upon which the pavement structure is constructed.  E22(1/1/06)

101-1.03 DEFINITIONS, PLANS.  Delete text of PLANS and replace with:  The Department’s Contract drawings, profiles, typical cross-sections, standard drawings, and supplemental drawings or reproductions showing the location, character, dimensions, and details of the work.  E32(01/27/07)

101-1.03 DEFINITIONS.  Add the following definition:  QUALIFIED PRODUCTS LIST.  A list of companies and products that the Department has found conforms to the SSHC.  E36(01/27)

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modification

102-1.04 EXAMINATION OF PLANS, SPECIFICATIONS, SPECIAL PROVISIONS, AND WORK SITE.  Replace the second paragraph with the following:  The records of geotechnical investigations including boring logs, test results, geology data reports, soil reports, material site reports, and geotechnical reports included in a bid package or made accessible to bidders or Contractors, are for information purposes only.  These records are not part of the Contract.  These records indicate subsurface conditions only at specific locations and times, and only to the depths penetrated.  They do not necessarily reflect variations in soil, rock, or groundwater conditions that may exist between or outside such locations.  Actual conditions may differ from what is shown in the records.  Material Sources referenced in these records may not contain materials of sufficient quantity or quality to meet project requirements.  The accessibility of these records does not constitute approval, nor guarantee suitability of soils or sources, or the rights to use sources for this project, except as specifically provided in subsections 106-1.02.4.b Mandatory Sources and 106-1.02.4.c Designated Sources.  The records shall not substitute for independent investigation, interpretation, or judgment of the bidder or Contractor.  The Department is not responsible for any interpretation or conclusion drawn from its records by the bidder or Contractor.

Bidders and Contractors shall examine subsection 106-1.02 Material Sources for further information about material source development.  E23(1/1/06)

102-1.05 PREPARATION OF BID.  Modify the second sentence in the third paragraph, after “If a bidder is a corporation, the bid must be signed by a corporate officer,” add or agent.  E18(6/30/04)

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01 CONSIDERATION OF BIDS.  Add the following:  In determination of the low bidder for State funded projects, a 5 percent bid preference will be given to Alaska bidders, as required under AS 36.30.170.  “Alaska bidder” means a person who:

1.	holds a current Alaska business license;

2.	submits a bid for goods, services, or construction under the name as appearing on the person’s current Alaska business license;

3.	has maintained a place of business within the state staffed by  the bidder or an employee of the bidder for a period of six months immediately preceding the date of the bid;

4.	is incorporated or qualified to do business under the laws of the state, is a sole proprietorship, and the proprietor is a resident of the state or is a partnership, and partners are residents of the state; and

5.	if a joint venture, is composed entirely of ventures that qualify under Items 1 through 4 above.

Except for timber, lumber, and manufactured lumber products used in the construction project under AS 36.30.322(b), an Alaska products preference will be given as required under AS 36.30.326-36.30.332 when the bidder designates the use of Alaska products.  The bidder shall complete the Alaska Products Preference Worksheet, according to instructions, and submits it with the bid to indicate those Alaska products that are proposed for use.  If the successful bidder/Contractor proposes to use an Alaska product and does not do so, a penalty will be assessed against the successful bidder/Contractor in an amount equal to the product preferences percentage granted to the successful bidder/Contractor plus 1 percent multiplied by the total declared value of the Alaska products proposed but not used.  ES09(6/30/04)

SECTION 105

CONTROL OF WORK

Standard Modification

105-1.02 PLANS AND WORKING DRAWINGS.  In the third paragraph, delete “(24"x36")” and replace with (22"x34")

105-1.03 CONFORMITY WITH PLANS AND SPECIFICATIONS.  In the first sentence of the first paragraph after “Work performed and materials furnished shall conform to the Plans and Specifications,” add and approved Working Drawings.

In the first sentence of the second paragraph after “Work or material not conforming to the Plans and Specifications,” add and approved Working Drawings.  E33(01/27/07)

Special Provisions

105-1.06 COOPERATION WITH UTILITIES.  Add the following:  Request locates from the utilities having facilities in the area.  Use the Alaska Digline, Inc., Locate Call Center for the following utilities:

| ALASKA DIGLINE, INC. Locate Call Center Anchorage: 811 who will notify the following: |  |
| --- | --- |
| ACS Aircraft Service International Group Alaska Fiberstar Alaska Native Hospital Alaska Railroad Corporation Anchorage School District Anchorage Water and Wastewater Utilities Alyeska Cable AT&T Alascom, Inc. Chugach Electric Association DOT&PF Street Lights, State of Alaska ENSTAR Natural Gas | Eyecom TV/Interior Telephone GCI Communications Marathon Oil MOA Street Maintenance Department MFS Technologies, Inc. Tesoro Alaska Pipeline Municipality of Anchorage Municipal Light and Power Phillips Petroleum PTI Telalaska Unocal United Utilities |

Call the following utilities and agencies directly:

Contact the Central Region Maintenance and Operations Office at (907) 269-0760 to obtain the appropriate District Superintendent’s phone number for this project.

There are various utility appurtenances located within the project limits.  Utilities scheduled for relocation are addressed in the following utility specific sections.

Right of Way and/or Construction surveying is required before utility relocation.

Payment will be made as follows:

1.	Subsidiary to Item 642(1) Construction Surveying, if the Contractor is  required to provide the surveying as part of the contract and/or

2.	Under Item 642(3) Three Person Survey Party, if the construction or Right of Way staking required by the utility is either in advance of the two-week work plan, or not required by the contract.

The utility shall give the Contractor, through the Engineer, 15 calendar days advance written notice for required staking.  R3(5/24/07)

Specific coordination requirements for the specific utilities are listed below:

ENSTAR Natural Gas Company (ENSTAR) owns and operates natural gas distribution mains and service lines within the project limits. The following facilities will require relocation.

ENSTAR’s existing three (3) inch steel main from station 8+20 Lt. to 25+10 Lt. falls within the proposed road widening and will be in conflict with the proposed excavation and will require relocation prior to widening on the Lt. side.

ENSTAR’s relocation will place a new four (4) inch plastic main at the outer limits of the right-of-way from station 8+20 Lt. to 25+10 Lt. Once the new main has been installed along the entire length and connected to the existing main at station 8+20 Lt. and the smaller mains have been cut-over to the new main at stations 10+40 Lt and 22+85 Lt. the existing main can be abandoned in place. Allow ENSTAR twelve (12) calendar days to complete the relocation.

Prior to any excavation in the area of ENSTAR’s existing gas main crossing at station 25+10, schedule ENSTAR to disconnect the crossing on each side of the roadway. Once the excavation has been completed a six (6) inch PVC will be installed under item 685(1) for installation of a new crossing. Allow ENSTAR two (2) calendar days to abandon the existing crossing and an additional two (2) calendar days to replace the crossing. The crossing can only be removed between the periods of May 31 and September 15 of any year due to gas demands.

CHUGACH ELECTRIC ASSOCIATION (CEA) owns and operates overhead electrical transmission and overhead and underground electrical distribution within the project limits. The following facilities will require relocation.

At station 4+60, 52’ Rt. CEA’s existing anchor will require relocation due to the construction of the retaining wall. A span guy will be installed west across Lake Otis Parkway and a new anchor will be installed at Sta. 2+69.5, 54’ Rt. Allow CEA two(2) calendar day to complete the relocation.

At station 10+00 CEA’s existing overhead span guy and guy pole on the north side will require relocation due to the widening. A new guy pole will be placed between the new edge of road and the proposed pathway, a new down guy will be placed on the Lt. side of the pathway. Allow CEA three (3) calendar days to complete the relocation.

At station 11+30 CEA’s existing overhead crossing, guy pole, span guy and underground cable which runs to the new right of way at station 12+50 will require relocation. In addition the underground crossings at stations 14+85, 20+50 and 22+90 will be within the proposed excavation limits and will require relocation.

At station 11+30 a new guy/riser pole will be placed outside the roadway with a new down guy on the Lt. side of the pathway. An underground circuit will be installed from the riser pole out to the right-of way and then parallel the ROW to station 24+60. The underground will feed the existing circuits to the north of the ROW at stations 12+60, 14+85, 20+50 and 24+75 eliminating the need for the underground crossings, with the exception of a conduit crossing at station 23+00 which will be installed under Item 685(5) Utility Conduit Crossing. Allow CEA forty-five (45) calendar days to complete the relocation.

If the new conduit crossing at station 23+00 has not been installed prior to October 1 of any given year then the existing underground crossing and electrical circuit at station 22+90 must remain intact through the following May 15th.

CEA’s existing circuit out of the Dowling Substation will be replaced from the substation up to existing pole 0504, with new conduit placed between the substation and pull pad 9703. The pull pad will be in conflict with the future pedestrian overpass fill and will be removed and conduits extended to new SC 904 which will be installed outside of the substations north fence line. In conjunction with the conduit placement between SC 904 and pull pad 9703 conduit will be installed to feed the new Load Center “C” on the SW side of the Dowling and Elmore Road Intersection. The new conduit placement and circuit installation will require twenty (20) calendar days to complete, which includes installation of the circuit up to new PM 9207 which will feed LC “C”.

Once LC’s “A”, “B” and “C” have been inspected and green tagged, provide CEA the appropriate information with location for service and the tag id numbers. Electrical service will be scheduled based on the current workload of the utility.

ALASKA COMMUNICATIONS SYSTEMS (ACS) owns and operates overhead and underground telecommunications within the project limits. The following facilities will require relocation.

At station 10+30 an underground cable crosses the roadway from a manhole on the Rt. side to a manhole on the Lt. side, the existing ACS vault and cabinet on the Lt. side are within the proposed widening and will require relocation. From the manhole at station 10+30 Lt. to station 24+50 Lt. the existing cable also falls within the excavation and proposed widening.

ACS will place a new crossing at station 10+35 from the manhole on the Rt. side to a new manhole to be placed within ten (10) feet of the ROW on the Lt. side. From the manhole new conduit will be installed to station 24+50 under a joint contract with CEA. Once CEA has completed the conduit installation ACS will install the cable and pedestals and cut all the existing circuits into the new cable. Once the splicing has been completed the existing cable will be abandoned in place. Once the conduit has been placed by CEA ACS will require eighteen (18) calendar days to complete the cable placement and splicing required to abandon the existing facilities.

GENERAL COMMUNICATIONS INC. (GCI) owns and operates overhead and underground telecommunications within the project limits. The following facilities will require relocation.

At station 20+50 an existing underground TV cable will be in conflict with the excavation and will be relocated. A temporary relocation will be done placing an aerial crossing in at this location to allow full excavation of the roadway. A new conduit crossing at station 20+50 which will be installed under Item 685(5) Utility Conduit Crossing, once the crossing is in place GCI will install a new underground cable and abandon the temporary overhead crossing. Allow GCI seven (7) calendar days to install the temporary overhead crossing. Once the conduit has been installed and excepted allow GCI seven (7) calendar days to complete the underground relocation and removal of the temporary overhead crossing.

Standard Modification

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Add the following at the end of this subsection:  Costs of maintenance work during construction and before the project is accepted as substantially complete shall be subsidiary to the prices bid on the various Contract items, and the Contractor will not be paid an additional amount for such work.

If in the Engineer’s opinion, the Contractor at any time fails to provide adequate maintenance, the Engineer will notify the Contractor of such noncompliance.  The notification will specify the areas or structures for which there is inadequate maintenance, the corrective maintenance required, and the time allowed to complete corrective maintenance.  If the Contractor fails to take the corrective action within the specified time, the Engineer may:

1.	Suspend the work until corrective maintenance is completed;

2.	Assess a traffic price adjustment against the Contract Amount when an adjustment rate is specified in the Contract; and

3.	Employ others for corrective maintenance and deduct the cost from the Contract amount.  E33(01/27/07)

Standard Modification

105-1.16 FINAL ACCEPTANCE AND RECORD RETENTION.  Modify the first paragraph of Item 4 as follows:  after “DOLWD” add “and State Department of Revenue.”  E19(6/30/04)

Special Provisions

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES.  Add the following:  Appeals to the superior court under AS 36.30.685 must be filed in the Third Judicial District.  R93(03/21/01)

This page left intentionally blank

SECTION 106

CONTROL OF MATERIAL

Special Provision

106-1.01  SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.  Add the following:  Pursuant to AS 36.15.050 and AS 36.30.322, agricultural/wood products harvested in Alaska shall be used in state funded projects whenever they are priced no more than seven percent above agricultural/wood products harvested outside the state and are of a like quality as compared with agricultural/wood products harvested outside the state.

Maintain records that establish the type and extent of agricultural/wood products utilized.  When such products are not utilized, document the efforts he made towards obtaining agricultural/wood products harvested in Alaska and include in this documentation a written statement that he contacted the manufacturers and suppliers identified on the Department of Commerce and Economic Development's list of suppliers of Alaska forest products concerning the availability of agricultural/wood products harvested in Alaska and, if available, the product prices.  Complete this documentation at a time determined by the Contracting Officer.

The Contractor's use of agricultural/wood products that fail to meet the requirements of this subsection shall be removed and replaced according to the last paragraph of subsection 105-1.03, Conformity With Plans and Specifications.  S18(05/07/91)

Standard Modification

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.  In fifth paragraph, in two places remove the text “Approved Products List” and replace with Qualified Products List.  E36(01/27)

Standard Modification

106-1.02 MATERIAL SOURCES.

1.	a.	General.  Within subitem a, delete text and replace with:  Utilize useable excavation according to subsection 104-1.04 before using material sources listed in subsection 106-1.02.4.  When there is insufficient useable excavation, furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

b.	Type of Sources.  Replace the first paragraph with the following:  The Contractor shall utilize Useable Excavation according to subsection 104-1.04 before using material sources listed in this subsection.  When there is insufficient Useable Excavation, the Contractor shall furnish additional required materials from sources of the Contractor’s choice, except that the Contractor shall use a mandatory source when identified in the Contract.

When there is insufficient Useable Excavation, the Contractor shall supply additional required material from the following sources:

c.	Available Sources.  Replace the second paragraph with the following:  When the Department furnishes copies of existing boring logs, test results, or other data in its possession concerning Available Sources, the Contractor is responsible for determining the accuracy and completeness of this data, for assumptions the Contractor makes based on this data, and for exploring Available Sources to the Contractor’s satisfaction.

d.	Excluded Material Sources.  Replace the paragraph with the following:  Some material sources may not be considered acceptable regardless of location or ownership.  The bid documents may identify some material sources excluded from use.  The Department reserves the right to exclude a material source or any portion of a material source at any time after Contract award that is determined by material testing to be unsuitable for use on the project.  E24(1/1/06)

## Add new subsection 106-1.08:

106-1.08 SUBMITTAL PROCEDURE.  The Contractor shall complete a Submittal Register, and shall submit it to the Engineer on forms provided by the Department.  The intent of the Submittal Register is to provide a blueprint for the smooth flow of specified project documents.  The Contractor shall fill it out sequentially by bid item and allow at least three spaces between bid items.  The Submittal Register shall list working drawings, schedules of work, and other items required to be submitted to the Department by the Contractor including but not limited to:  Progress Schedule, anticipated dates of material procurement, Construction Phasing Plan, Traffic Control Plan, Storm Water Pollution Prevention Plan, Quality Control Program, Utility Progress Schedule, Blasting Plan, Mining Plan, annual EEO reports, DBE payment documentation and subcontracts.

The Contractor shall submit materials (product) information to the Engineer for review, as required by the Materials Certification List and the Contract.

The number of copies required for submittals may be included in the specifications for individual bid items.  If the number of copies of a submittal is not otherwise specified, three copies shall be required.  On each sheet submitted to the Department, including working drawings, catalog cuts, manufacturer’s certifications, etc., space shall be provided for Contractor and Department review stamps.

Each copy of each submittal shall include a Submittal Summary sheet.  The Contractor may use forms provided by the Department or a similar form of the Contractor’s choice as approved by the Department.  The Contractor shall sign submittals and submit them to the Engineer.  The Department will review submittals within 30 days after they are received.  The Department will return submittals to the Contractor as either:  approved, conditionally approved with the conditions listed, or rejected with the reasons listed.  The Contractor may resubmit a rejected submittal to the Engineer with more information or corrections.  The Department will review resubmittals within 30 days after they are received.

The Contractor shall not order material or use working drawings that have not been approved by the Department.  The Contractor shall be responsible for timely submittals.  Failure by the Department to review submittals within the time given may be the basis for a request for extension of Contract time but not for additional compensation.

Payment for a specific Contract item will not be made until the Department has received the Submittal Register for all items and approved all required submittals for that specific Contract item.

When material invoices, freight bills and mill certificates are submitted, they shall provide sufficient information for the Engineer to identify the date, company and location of invoice (bill, certificate); project name and number where material will be incorporated; manufacturer, product number, quantity and cost.  E34(01/27/07)

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.02 PERMITS, LICENSES, AND TAXES.  Add the following:  Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling, or staging, on off-project site, is not expected to impact cultural resources.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8715.  If cultural resources are discovered during construction activities, stop work at that site and notify the Engineer.

Provide a wetland specialist able to conduct wetlands determinations and delineations according to the Corps of Engineers 1987 Wetland Delineation Manual.  The wetland specialist shall conduct the determination and delineations of sites outside the project limits or not previously permitted, impacted by the Contractor's operations.  These delineations will be subject to Corps of Engineers approval.

Provide the Engineer a copy of permits or clearances received before using sites outside the project limits.  Additionally, provide the Engineer a written statement that permits or clearances have been obtained.  Also provide a written statement to the Engineer listing agencies or offices contacted that responded that no additional action is required.

All permit modifications shall be submitted in writing to the Corps of Engineers for approval.  Work covered by modifications cannot proceed until the Corps of Engineers issues the permit modification.

Add the following:  The Department has received the following permits on the Contractor’s behalf (see Appendix A):

1.	U.S. Army Corps of Engineers Section 404 Permit for Fill in Wetlands.

2.	State of Alaska Departments of Environmental Conservation Section 401, Water Quality Certification.

3.	State of Alaska Department of Natural Resources, Office of Project Management and Permitting Coastal Consistency Review.

The following permits are contingent upon methods of construction:

1.	Municipality of Anchorage Noise Permit.

2.	State of Alaska Department of Environmental Conservation Dewatering Permit.

Provide information to comply with the U.S. Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge storm water from the construction site.  Refer to Section 641, Erosion, Sediment, and Pollution Control for requirements for this permit.

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.  Add the following paragraphs:

- Delete subsection 3(d) and replace with the following:

Nor fuel or service vehicles within 100 feet of any wetlands or waters of the U.S. with the exception of “low mobility” equipment used for pile driving or other bridge construction.  Gas or diesel fueled pumps, engines or generators will not be fueled or serviced within 100 feet of water bodies unless the pumps, engines or generators are situated within a catch basin designed to contain any spills.  Fueling and ser vice vehicles shall be equipped with adequate materials (such as sorbent pads, booms, etc.) to immediately contain and commence cleanup of spilled fuels and other petroleum products or hazardous materials.

Fuel, lubricants, or other hazardous substances shall not be stored within the floodplain of water bodies within the project are.  If fuel or other hazardous materials storage is necessary, fuel shall be stored at least 100 feet from the wetlands and water bodies and shall be placed in secondary containment capable of retaining 100 percent of the storage capacity plus 12 inches of freeboard.

7.	Restoring Areas.  Areas used by the Contractor, including haul routes, shall be restored to their original condition after the Contractor’s operations are completed.  The original condition of an area shall be determined as follows:  Before beginning operations, the Engineer and the Contractor shall inspect each area and haul route that will be used by the Contractor and take photographs to document their condition.  After construction operations are completed, the condition of each area and haul route will be compared to the earlier photographs.  Before demobilization the Contractor shall repair damages attributed to its operations.  The Contractor agrees that costs associated with repairs shall be subsidiary to other items of work and will not be paid for directly.

8.	Material Disposal Sites.  Offsite disposal areas may be at locations of the Contractor’s choice, provided the Contractor obtains from the owner of such land written permission for such dumping and a waiver of all claims against the State for any damage to such land which may result there from, together with permits required by law for such dumping.  A copy of such permission, waiver of claims, and permits shall be filed with the Engineer before beginning work on private property.  The Contractor’s selected disposal sites shall also be inspected and approved by the Engineer before use of the sites.  E35(01/27/07)

Add the following:

Prior to clearing in wetland areas, flagging, staking, or fencing of the clearing limits shall be installed along the clearing boundaries in a clearly visible manner to ensure that no incidental disturbance occurs outside the permitted boundaries.  Prior to commencement of ground-disturbing work adjacent to or within wetlands or creeks, a more conspicuous, semi-permanent barrier fence, e.g. orange snow fencing attached to posts that also could serve to support the silt fencing, shall be installed along the clearing limits approved by this permit in order to prevent construction-related physical disturbances, e.g., the operation of equipment, placement of temporary stockpiles, clearing, etc., in wetlands outside the footprint of the area to be developed.  The fencing shall be installed immediately after the clearing, but before ground disturbance activities take place.  The fence shall be maintained in good working order throughout active construction, and shall be removed when construction is complete.

Fill material must be clean, free from petroleum products and toxic contaminants in toxic amounts.  All fill shall come from previously authorized sources.  Temporary storage of excavated materials within the project boundaries, and disposal of excavated materials off-site must be managed to prevent sediment from being carried into adjacent wetlands and waters, and to prevent leachate from degrading water quality.  No fill shall be temporarily stored or placed in wetland areas. (05/22/08)DOWL

SECTION 108

PROSECUTION AND PROGRESS

### Special Provision

108-1.01 SUBLETTING OF CONTRACT.  Delete paragraph four and replace with the following:

Submit the Contractor Self Certification for Subcontractors and Lower Tier Subcontractors, Form 25D-042, before the Contractor or a subcontractor sublets any portion of the Contract.  The certification will be accepted by the Department in lieu of written approval of subcontracts.  The Department maintains the authority to review subcontracts, require prior written approval of subcontracts, and to deny permission to sublet work.  The Department may penalize the Contractor for false statements or omissions made in connection with Form 25D-042.

- 1.	The Contractor shall ensure the following for each subcontract (agreement):

  - The Department is furnished with one completed Contractor Self certification, Form 25D-042, and two copies of the subcontract signed by both parties and including item descriptions and prices of subcontracted work before the subcontracted work begins;

  - The subcontractors have submitted a Bidder Registration, Form 25D-6;

  - The required prompt payment provisions of AS 36.90.210, as well as other items listed in Form 25D-042, are included in the subcontracts;

  - The subcontractors pay current prevailing rate of wages according to subsection 107-1.04 and file certified payrolls with the Engineer and DOLWD for work performed on the project; and

  - Upon receipt of a request for more information regarding subcontracts, the requested information is provided to the Department within 5 calendar days.  R57(01/02/08)

108-1.03 PROSECUTION AND PROGRESS.  Delete the last sentence of the first paragraph and substitute the following:  The Contractor shall submit the following documents to the Engineer at least fourteen days before the preconstruction conference: (8/8/07)DOWL.

Delete the last sentence of the first paragraph in Item 1 A Progress Schedule, and substitute the following:

1.	A Critical Path Method (CPM) Schedule is required, in a format acceptable to the Engineer, showing the order the work will be carried out and the contemplated dates the Contractor and subcontractors will start and finish each of the salient features of the work, including scheduled periods of shutdown.  Indicate anticipated periods of multiple-shift work in the CPM Schedule.  Revise to the proposed CPM Schedule promptly.  Promptly submit a revised CPM Schedule if there are substantial changes to the schedule, or upon request of the Engineer.  R261M98(12/13/02)

Add the following:

A dewatering plan shall be submitted to the Department at least 45 days prior to dewatering activities so that the Department can coordinate with the Corps of Engineers and provide at least 30 days for their review, as required by the Section 404 permit.

Agency Pre-construction Meeting – The Contractor shall meet with the Engineer, the Corps of Engineers, and other interested federal, state, and local agencies to review permit conditions and discuss authorized work to ensure the goals and requirements of this permit are understood.  The agency pre-construction meeting shall be held a minimum of 10 days prior to commencement of construction.  Subcontractors responsible for sensitive dirt work shall be included.

Construction Meetings – Regularly scheduled bi-weekly meetings with the parties noted above shall be conducted during construction.  The purpose of the meetings will be to discuss project progress, schedule, permit compliance, and other issues as deemed necessary.  The first meeting will be held after the staking of the clearing limits, but prior to actual clearing.  Additional meetings besides those that are regularly scheduled also may be warranted and may be called by either the Corps of Engineers or the Department.  The Engineer will arrange the meeting place and time for these bi-weekly meetings.  (05/22/08)DOWL

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.02 MEASUREMENT OF QUANTITIES.  Under subtitle Electronic Computerized Weighing System, Item (1), add the following to the end of the first sentence:  “, CD, or a USB device.”

109-1.05 COMPENSATION FOR EXTRA WORK.

Under Item 3 Equipment, subitem a, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.  R14(4/31/05)

Standard Modification

109-1.08 FINAL PAYMENT.  Add the following sentence to the first paragraph:

The Department will not process the final estimate until the Contractor completes Items 1 through 4 in the first paragraph of subsection 105-1.16.  E11(6/30/04)

SECTION 201

CLEARING AND GRUBBING

Special Provision

201-3.01 GENERAL.  Add the following:  Contractor shall stake the limits of work and trees, shrubs, plants, and other things to remain for Engineer’s approval before beginning clearing efforts.  Cut timber with a five-inch diameter or larger at breast height passive into eight-foot lengths, de-limb, and stack at locations approved by the Engineer for public removal.  Place these locations adjacent to the nearest side street or other approved site which does not create a traffic hazard due to lack of adequate parking for the public.  The Department will notify the public of the availability of the timber once it has been stacked.  Schedule the clearing and grubbing work so as to provide two weeks for the public to access those areas of the project where such timber is available before completion of the clearing and grubbing work in those areas.  Dispose of the timber left by the public after the two week time period.

Perform the work necessary to preserve and restore land monuments and property corners from damage.  Restore a land monument or property corner that is disturbed according to Section 642 at the Contractor's expense.  An undisturbed area five foot in diameter may be left around existing monuments and property corners.  A list of land monuments and property corners is shown on the Right of Way maps.

The Contractor shall be responsible for replacement of trees removed beyond the staked clearing limits as approved by the Engineer.  Provide replacement at the same size and of the same species removed.  If the size of unauthorized removed trees renders replacement infeasible on a one-for-one replacement basis, then the Engineer will determine the cumulative caliper size removed and replace the trees on the basis of one-inch caliper per every half inch of caliper removed.  Trees provided for replacement shall have a minimum caliper size of three inches and shall be approved by the Engineer.

Bird Timing Window:  To prevent impacts to nesting birds, no land clearing, fill placement, excavation, or other construction activities will be allowed between May 1 and July 15, unless the site has been sufficiently disturbed by May 1 to eliminate suitable nesting habit, and continuous activity will occur on the site through July 1.  Any deviation from the schedule shall be coordinated with the Corps of Engineers.

Grubbing (disturbing the vegetative mat) shall not occur in areas that are cleared beyond the toe of the permanent fill.  (08/08/07)DOWL

201-4.01 METHOD OF MEASUREMENT.  	Replace item 1 with the following:

1.	Acre.  The area acceptably cleared and/or grubbed, measured horizontally.  Only areas shown on the Plans or staked for clearing and grubbing will be measured.

Existing roadways, lakes, ponds, streambeds, or other areas not covered by trees or brush will not be included for measurement.  Other areas that do not require clearing and grubbing will be staked.  (01/27/03)R270USC02

201-5.01 BASIS OF PAYMENT.  Add the following:  The work required to cut, de-limb, and stack timber for public removal and to preserve and restore land monuments and property corners will be subsidiary to Item 201(3B) Clearing and Grubbing.  (05/08/05) DOWL

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

202-1.01 DESCRIPTION.  Add the following:  This work shall also include the removal of gas pipe and meters, junction boxes, luminaires, fences (excluding removal of moose fence), and posts.

202-3.01 GENERAL.  Add the following:  The removal of buildings, foundations, and structures shall include removal of utility lines, sidewalks, and other attached appurtenances.

Buildings being removed may contain asbestos.  Take special handling measures when removing this material.

202-3.04 REMOVAL OF PIPE.  Add the following:  During project construction, ENSTAR Natural Gas Company will abandon existing gas pipelines.  Follow the procedures given in subsection 105-1.06 Cooperation with Utilities, when working around gas pipelines until they have been abandoned.  Once the pipelines are abandoned, remove abandoned natural gas pipe within the right-of-way that are in conflict with the work and dispose of pipes off the project limits.  R112usc(10/24/02)

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS, AND CURBS.  Add the following:  Use pavement removed for embankment construction if it is not exposed at the completed embankment surface.  The maximum allowable dimension of the broken asphalt pieces is 6 inches.

Obtain a solid waste disposal permit from DEC or use a site previously approved by DEC for disposal of removed asphalt if not using it in the embankment.  A DEC permitting officer in Anchorage may be contacted at (907) 269-7590.  R84usc(03/29/01)

202-5.01 BASIS OF PAYMENT.  Add the following:

Removal and Relocation of Moose Fence is paid for under 607(20B).

- DOWL (02/26/08)

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 202(2A) | Removal of Pavement | Lump Sum |
| 202(3A) | Removal of Sidewalk | Lump Sum |
| 202(4A) | Removal of Culvert Pipe | Lump Sum |
| 202(16) | Removal of Gas Pipe | Lump Sum |

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provision

203-1.01 DESCRIPTION.  Add the following:  Bioswale grading shall consist of the final shaping of designated swales and slopes for drainage by grading with a small dozer, motor grader, or other suitable means approved by the Engineer.

This work shall consist of excavation, grading, seeding, and filling at the location(s) shown in the Plans.

203-3.01 GENERAL.  Add the following:  The Contractor shall submit required permits and clearances for Contractor-supplied material sites (as required by subsection 107-1.01) for submittal to the Corps of Engineers before beginning use of these sites.  (8/8/07)DOWL

As-built survey surcharge locations upon completion of the settlement period.  Compute volume of excavated surcharge.  If excavated surcharge is not incorporated into embankments on the project, a deduction of the wasted surcharge will be made by computing the yards into tons using the Table of Estimating Factors.

203-4.01 METHOD OF MEASUREMENT.

- Add the following:

- Item 203(27).  Measurement of bioswale grading, whether flat bottom or “V” ditch, will be measured for payment by lump sum for excavation grading and fill for shaping bioswales as designated, constructed, and accepted by the Engineer.

203-5.01 BASIS OF PAYMENT.  Add the following:  Work required for furnishing equipment, labor, tools, and incidentals to provide the preparation, excavation and shaping necessary to complete the work for bioswale grading will be subsidiary to Item 203(27).

Add the following:  Payment for bioswales grading will be full compensation for furnishing equipment, labor, tools, and incidentals to provide the preparation, excavation and shaping necessary to complete the work.

- (3/21/08)DOWL

Seeding of bioswales will be paid for under Item 618(3) Seeding, Schedule C.

Payment for Items 203(6A) and 203(6B) will be full compensation for material, labor, equipment, tools, and incidentals necessary to complete the work.  This includes clearing and grubbing not already paid for under 201(3B).

Disposal of excavated material will be paid for under Item 203(3) Unclassified Excavation.  (08/08/07)DOWL

Payment for material, labor, equipment, and tools to install and remove settlement platforms is subsidiary to Item 203(6B).

Payment will be made under:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 203(6A) | Borrow, Type A | Ton |
| 203(6B) | Borrow, Type A (Surcharge) | Ton |
| 203(27) | Bioswale Grading | Lump Sum |

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS
AND MINOR STRUCTURES

Standard Modification

204-3.01 CONSTRUCTION REQUIREMENTS.  In the first sentence of the fourth paragraph, delete “bedding and”

- E37(01/27/07)

- Special Provision

204-5.01 BASIS OF PAYMENT.  Add the following:

Work required to dewater storm drain, water, and sanitary sewer excavations including but not limited to dewatering design, plan preparation and submittal, installation, operation, and removal of the dewatering systems, temporary power, preparing and submitting dewatering and discharge prints, and disposal of water will not be paid for separately but will be subsidiary to the pipe items.

- (08/08/07)DOWL

SECTION 301

AGGREGATE BASE AND SURFACE COURSE

Special Provisions

301-2.01 MATERIALS.  Add the following after the first sentence:  Recycled asphalt material (RAM) may be substituted for aggregate base course, inch for inch, if the following conditions are met:

1.	RAM shall be crushed or processed to 100 percent by weight passing the 1.5-inch sieve and 95 to 100 percent by weight passing the 1-inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| Sieve | Percent Passing by Weight |
| --- | --- |
| 1 inch | 100 |
| 3/4 inch | 70-100 |
| 3/8 inch | 42-90 |
| No. 4 | 28-78 |
| No. 16 | 11-54 |
| No. 50 | 5-34 |
| No. 100 | 3-22 |
| No. 200 | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAM.

301-3.01 PLACING.  Add the following:  Base course material used for the sidewalk and pathway foundation shall be placed with a “Layton box” or similar equipment capable of providing a specified depth with a uniform surface.  R26(09/01/89)

301-3.03 SHAPING AND COMPACTION.  Add the following:  If recycled asphalt material is substituted for aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based determined by control strip method ATM 412.  Use a test strip with a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 80 psi (± 5 psi), and the roller shall have a minimum operating weight per tire of 3,000 pounds.

301-5.01 BASIS OF PAYMENT.  Add the following:  If recycled asphalt material is substituted for aggregate base course, it will be paid for as Item 301(1) Aggregate Base Course Grading D-1 at the unit price shown on the bid schedule for that item.  R176usc02(01/24/07)

Replace Section 401 with the following:

SECTION 401

HOT MIX ASPHALT AND SURFACE TREATMENTS

401-1.01 DESCRIPTION.  Construct one or more layers of plant-mixed hot asphalt concrete pavement on an approved surface, to the lines, grades, and depths shown on the Plans.

###### MATERIALS

401-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN.  Meet the requirements of Table 401-1 for the Job Mix Design performed according to ATM 417.

TABLE 401-1
hOT MIX Asphalt Design Requirements

| DESIGN PARAMETERS | CLASS “A” | CLASS “B” |
| --- | --- | --- |
| Stability, pounds | 1800 min. | 1200 min. |
| Flow, 0.01 inch | 8-14 | 8-16 |
| Voids in Total Mix, % | 3-5 | 3-5 |
| Compaction, number of blows each side of test specimen | 75 | 50 |
| Percent Voids Filled with Asphalt (VFA) | 65-75 | 65-78 |
| Asphalt Content, min. % | 5.0 | 5.0 |
| Dust-asphalt ratio* | 0.6-1.4 | 0.6-1.4 |
| Voids in the Mineral Aggregate (VMA), %, min. |  |  |
| Type I Type II Type III, IV | 12.0 13.0 14.0 | 11.0 12.0 13.0 |

*Dust-asphalt ratio is the percent of material passing the No. 200 sieve divided by the percent of effective asphalt (calculated by weight of mix).

The approved Job Mix Design will specify the target values for gradation, the target value for asphalt cement content, the Maximum Specific Gravity (MSG) of the hot mix asphalt, the additives, and the allowable mixing temperature range.

Target values for gradation in the Job Mix Design must be within the broad band limits shown in Table 703-3, for the type of hot mix asphalt specified.  For acceptance testing, hot mix asphalt concrete mixture will have the full tolerances in Table 401-2 applied.  Except the tolerances for the No. 200 sieve, the tolerance limits will apply even if they fall outside the broad band limits shown in Table 703-3.  The tolerance limits for the No. 200 sieve will be confined by the broad band shown in Table 703-3.  Tolerance limits will not be applied to the largest sieve specified.

Do not produce hot mix asphalt for payment until the Engineer approves the Job Mix Design.  Do not mix asphalt produced from different plants.

Use Hot Mix Asphalt Type II, Class B, minimum, for temporary pavement.

Submit the following to the Engineer at least 15 days before the production of hot mix asphalt:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process quality control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-3 for each type of hot mix asphalt specified in the Contract.

2.	Representative samples of each aggregate (coarse, intermediate, fine, and blend material and/or mineral filler, if any) in the proportions required for the proposed mix design.  Furnish a total of 500 pounds of material.

3.	Five separate 1-gallon samples of the asphalt cement proposed for use in the hot mix asphalt.  Include name of product, manufacturer, test results of the applicable quality requirements of subsection 702-2.01, manufacturer's certificate of compliance according to subsection 106-1.05, a temperature viscosity curve for the asphalt cement or manufacturer's recommended mixing and compaction temperatures, and current Material Safety Data Sheet.

4.	One sample, of at least 1/2 pint, of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Material Safety Data Sheet.

The Engineer will then evaluate the material and the proposed gradation using ATM 417 and the requirements of Table 401-1 for the appropriate type and class of hot mix asphalt specified and establish the approved Job Mix Design that will become a part of the Contract.

No payment for hot mix asphalt for which a new Job Mix Design is required, will be made until the new Job Mix Design is approved.  Approved changes apply only to hot mix asphalt produced after the submittal of the changes.

Changes.  Failure to achieve results conforming to Table 401-1 or changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio, will require a new Job Mix Design.  Submit changes and new samples in the same manner as the original submittal.

401-2.02 AGGREGATES.  Conform to subsection 703-2.04.

Use a minimum of three stockpiles for crushed hot mix asphalt aggregate (coarse, intermediate, and fine).  Place blend material or mineral filler, if any, in a separate pile.

401-2.03 ASPHALT CEMENT.  Provide the grade of asphalt cement specified in the Contract meeting the applicable requirements of Section 702.  If not specified, use PG 52-28.

Provide test reports for each batch of asphalt cement showing conformance to the specifications in Section 702 before delivery to the project.  Require that the storage tanks used for each batch be noted on the test report, the anti-strip additives required by the mix design be added during load out for delivery to the project, and a printed weight ticket for anti-strip is included with the asphalt cement weight ticket.  The location where anti-strip is added may be changed with the written approval of the Engineer.

Furnish the following documents at delivery:

1.	Manufacturer’s certificate of compliance (106-1.05).

2.	Conformance test reports for the batch (Section 702).

3.	Batch number and storage tanks used.

4.	Date and time of load out for delivery.

5.	Type, grade, temperature, and quantity of asphalt cement loaded.

6.	Type and percent of anti-strip added.

401-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM 414 and included in the approved Job Mix Design.  At least 70 percent of the aggregate must remain coated when tested according to ATM 414.

401-2.05 PROCESS QUALITY CONTROL.  Sample and test materials for quality control of the hot mix asphalt according to subsection 106-1.03.  Provide copies of these test results to the Engineer within 24 hours.

Failure to perform quality control forfeits the Contractor’s right to a retest under subsection 401-4.02.

Submit a paving and plant control plan at the pre-paving meeting to be held a minimum of 5 working days before initiating paving operations.  Address the sequence of operations and joint construction.  Outline steps to assure product consistency, to minimize segregation, and to prevent premature cooling of the hot mix asphalt.  Include a proposed quality control testing frequency for gradation, asphalt cement content, and compaction.

- CONSTRUCTION REQUIREMENTS

401-3.01 WEATHER LIMITATIONS.  Do not place the hot mix asphalt on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mix.  Do not place hot mix asphalt unless the roadway surface temperature is 40°F or warmer.

401-3.02 EQUIPMENT, GENERAL.  Use equipment in good working order and free of hot mix asphalt buildup.  Make equipment available for inspection and demonstration of operation a minimum of 24 hours before placement of hot mix asphalt.

401-3.03 ASPHALT MIXING PLANT.  Meet AASHTO M 156.  Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the calibration data to the Engineer at least 4 hours before hot mix asphalt production.

Provide a scalping screen at the asphalt plant to prevent oversize material or debris from being incorporated into the hot mix asphalt.

Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3-way valve) for sampling asphalt cement.

Provide aggregate and asphalt cement-sampling conditions meeting OSHA safety requirements.

401-3.04 HAULING EQUIPMENT.  Haul hot mix asphalt in trucks with tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, limewater solution, or an approved manufactured asphalt release agent.  Do not use petroleum fuel as an asphalt release agent.

Cover the hot mix asphalt in the hauling vehicle, when directed.

401-3.05 ASPHALT PAVERS.  Use self-propelled pavers equipped with a heated vibratory screed.  Control grade and cross slope with automatic grade and slope control devices.  Use an erected string line, a 30-foot minimum mobile stringline (ski), or other approved grade follower, to automatically actuate the paver screed control system.  Use grade control on either (a) both the high and low sides or (b) grade control on the high side and slope control on the low side.

Equip the paver with a receiving hopper having sufficient capacity for a uniform spreading operation.  Equip the hopper with a distribution system to place the hot mix asphalt uniformly in front of the screed.

Use a screed assembly that produces a finished surface of the required smoothness, thickness, and texture without tearing, shoving or displacing the hot mix asphalt.  Heat and vibrate screed extensions.  Place auger extensions within 20 inches of the screed extensions or according to written manufacturer’s recommendations.

Equip the paver with a means of preventing the segregation of the coarse aggregate particles from the remainder of the bituminous plant mix when that mix is carried from the paver hopper back to the paver augers.  The means and methods used shall be approved by the paver manufacturer and may consist of chain curtains, deflector plates, or other such devices and any combination of these.

The following specific requirements apply to the identified bituminous pavers:

(1)	Blaw-Knox bituminous pavers shall be equipped with the Blaw-Knox Materials Management Kit (MMK).

(2)	Cedarapids bituminous pavers must have been manufactured in 1989 or later.

(3)	Caterpillar bituminous pavers shall be equipped with deflector plates.

The use of a “Layton Box” or equivalent towed paver is allowed on bike paths, sidewalks, and driveways.

401-3.06 ROLLERS.  Use both steel-wheel (static or vibratory) and pneumatic-tire rollers.  Operate rollers according to manufacturer's instructions.  Avoid crushing or fracturing of aggregate.  Use rollers designed to compact hot mix asphalt and reverse without backlash.

Use fully skirted pneumatic-tire rollers with a minimum operating weight of 3000 pounds per tire.

401-3.07 PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces conforming to the Plans and Specifications.  Before applying tack coat to the existing surface, clean out loose material from cracks in existing pavement wider than 1 inch in width full depth then fill using asphalt concrete tamped in place.  Clean, wash, and sweep existing paved surfaces of loose material.

Preparation of a milled surface,

- Prelevel remaining ruts, pavement delaminations, or depressions having a depth greater than ½-inch with Asphalt Concrete, Type IV.  No density testing is required for the leveling course material.  The Engineer will inspect and accept this material.

- If planing breaks through existing pavement, remove 2 inches of existing base and fill with Asphalt Concrete, Type II.  Notify the Engineer of pavement areas that might be considered thin or unstable during pavement removal.

Existing surface must be approved by the Engineer before applying tack coat.  Clean existing pave surfaces of loose material.

Before placing the hot asphalt mix, uniformly coat contact surfaces of curbing, gutters, sawcut pavement, cold joints, manholes, and other structures with tack coat material meeting Section 402.

Allow prime coat to cure and emulsion tack coat to break before placement of hot mix asphalt on these surfaces.

401-3.08 PREPARATION OF ASPHALT.  Provide a continuous supply of asphalt cement to the asphalt mixing plant at a uniform temperature, within the allowable mixing temperature range.

401-3.09 PREPARATION OF AGGREGATES.  Dry the aggregate so the moisture content of the hot mix asphalt, sampled at the point of acceptance for asphalt cement content, does not exceed 0.5 percent (by total weight of mix), as determined by WAQTC FOP for AASHTO T 329.

Heat the aggregate for the hot mix asphalt to a temperature compatible with the mix requirements specified.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  Hot mix asphalt concrete containing soot or fuel is considered unacceptable according to subsection 105-1.11.

401-3.10 MIXING.  Combine the aggregate, asphalt cement, and additives in the mixer in the amounts required by the Job Mix Design.  Mix to obtain 98 percent coated particles when tested according to AASHTO T 195.

For batch plants, put the dry aggregate in motion before addition of asphalt cement.

Mix the hot mix asphalt within the temperature range determined by the Job Mix Design.

401-3.11 TEMPORARY STORAGE.  Silo type storage bins may be used, provided that the characteristics of the hot mix asphalt are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness, or stiffness of the hot mix asphalt are causes for rejection.

401-3.12 PLACING AND SPREADING.  Place the hot mix asphalt upon the approved surface, spread, strike off, and adjust surface irregularities.  Use asphalt pavers to distribute hot mix asphalt, including leveling courses.  The maximum compacted lift thickness allowed is 3 inches.

During placement, the Engineer may evaluate the hot mix asphalt immediately behind the paver for temperature uniformity.  Areas with temperature differences more than 25oF lower than the surrounding hot mix asphalt are likely to produce areas of low density.  Any thermal images and/or thermal profile data will become part of the project record and shared with the Contractor.  The Contractor shall immediately adjust lay-down procedures to correct the problem.

Use hand tools to spread, rake, and lute the hot mix asphalt in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.

When the section of roadway being paved is open to traffic, pave adjacent traffic lanes to the same elevation within 24 hours.  Place approved material against the outside pavement edge when the drop off exceeds 2 inches.

When multiple lifts are specified in the Contract, do not place the final lift until all lower lifts throughout that section, as defined by the Paving Plan, are placed and accepted.

Do not pave against new Portland concrete curbing until it has cured for at least 72 hours.

Place hot mix asphalt over bridge deck membranes according to Section 508 and the manufacturer's specifications.

401-3.13 COMPACTION.  Thoroughly and uniformly compact the hot mix asphalt by rolling.  In areas not accessible to large rollers, compact with mechanical tampers or trench rollers.

The target value for density is 94 percent of the maximum specific gravity (MSG), as determined by WAQTC FOP for AASHTO T 209.  For the first lot of each type of hot mix asphalt, the Job Mix Design will determine the MSG.  For additional lots, the MSG will be determined by the sample from the first sublot of each lot.

Acceptance testing for density will be performed in according to WAQTC FOP for AASHTO T 166/T 275 using a 6-inch diameter core.  (Acceptance testing for density of leveling course or temporary pavement is not required.)

Do not leave rollers or other equipment standing on hot mix asphalt that has not cooled sufficiently to prevent indentation.

401-3.14 JOINTS.  Minimize the number of joints.  Place and compact the hot mix asphalt to ensure a continuous bond, texture, and smoothness between adjacent sections of the hot mix asphalt.

Remove to full depth improperly formed joints resulting in surface irregularities, replace with new hot mix asphalt, and thoroughly compact.

Precut pavement removal to a neat line with a power saw or by other method approved by the Engineer.

Form transverse joints by saw cutting back on the previous run to expose the full depth of layer with a power saw or other method approved by the Engineer or use a removable bulkhead.  Skew transverse joints between 15-25 degrees.

Offset the longitudinal joints in one layer from the joint in the layer immediately below by at least 6 inches.  Align the joints of the top layer at the centerline or lane lines.  Where preformed marking tape striping is required, offset the longitudinal joint in the top layer not more than 12 inches from the edge of the stripe.

Uniformly coat joint surfaces below the final lift with tack coat conforming to Section 703 before placing any fresh HMA against the joint.

## Before placing an adjacent panel of hot mix asphalt to form a joint in the top layer, apply Crafco Pavement Joint Adhesive No. 34524 Deery Cold Joint Adhesive or approved equal, to the edge of the existing panel.  Edge surface preparation, application temperature, thickness, and method shall be according to manufacturer’s recommendations.

For the top layer of hot mix asphalt, the minimum specification limit for longitudinal joint density is 91 percent of the MSG of the panel completing the joint.  Cut one 6-inch diameter core centered on the longitudinal joint at each location the panel completing the joint is cored for acceptance density testing.  Density will be determined according to WAQTC FOP for AASHTO T 166/T 275.

For areas that fail to achieve the prescribed joint density seal the surface of the longitudinal joints with Asphalt Systems GSB-78 or approved equal, while the hot mix asphalt is clean, free of moisture, and before traffic marking.  Longitudinal joint sealing shall be according to the manufacturer’s recommendations and an application rate of 0.15 gallons per square yard.  Apply the sealant at least 12 inches wide centered on the longitudinal joint.

Hot lapped joints formed by paving in echelon must be completed while the mat temperature is over 150F.  These joints do not need to be tacked and will be measured but not evaluated for joint density.

Longitudinal joints will be evaluated for acceptance according to subsection 401-4.03.

401-3.15 SURFACE TOLERANCE.  The Engineer will test the finished surface after final rolling at selected locations using a 10-foot straightedge.  Correct variations from the testing edge, between any two contacts of more than 1/4 inch.

(Note to the Designer, delete this portion of the specifications on projects that are remote, low volume, gravel to pave, small urban projects, and ownership transfers, also delete Evaluation of Pavement for Smoothness in subsection 401-4.03)

The Engineer will measure the surface smoothness of the top layer of asphalt concrete pavement in the driving lanes with an inertial profiler before final acceptance of the project.  Remove and replace, or grind smooth any area of final pavement surface that does not meet straight edge tolerances.  Costs associated with meeting surface tolerances are subsidiary to the Hot Mix Asphalt pay item.

After completion of corrective work, the Engineer will measure the pavement surface in the driving lanes a second time for a smoothness price adjustment.  No measurements will be taken in turn lanes, lane transitions, or within 25 feet of the existing pavement at the project beginning and end.

Smoothness will be measured in both wheel paths of each lane and reported as profilograph results (PrI) filtered with a 0.2-inch blanking band.  Report PrI as a job average for all measured lanes, calculated to the nearest 0.1 inch.

401-3.16 PATCHING DEFECTIVE AREAS.  Remove hot mix asphalt that becomes contaminated with foreign material, is segregated, or is in any way determined to be defective.  Do not skin patch.  Remove defective hot mix asphalt for the full thickness of the course.  Cut the pavement so that edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees.  Coat edges with a tack coat meeting Section 402 and allow to cure.  Place and compact fresh hot mix asphalt according to subsection 401-3.13 to grade and smoothness requirements.

Costs associated with patching defective areas are subsidiary to the Hot Mix Asphalt pay item.

401-4.01 METHOD OF MEASUREMENT.  Section 109 and the following:

- Hot Mix Asphalt.

a)	By weighing.  No deduction will be made for the weight of asphalt cement or anti stripping additive.

b)	By the area of final hot mix asphalt surface.

Asphalt Price Adjustment.  Calculated by quality level analysis under subsection 401-4.03.

Asphalt Cement.  By the ton, as follows:

1.	Percent of asphalt cement for each sublot multiplied by the total weight represented by that sublot.  ATM 405 or WAQTC FOP for AASTHO T 308 will determine the percent of asphalt cement.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.  If no acceptance testing is required, the percent of asphalt cement is the target value for asphalt cement in the Job Mix Design.

2.	Supplier's invoices minus waste, diversion, and remnant.  This procedure may be used on projects where deliveries are made in tankers and the asphalt plant is producing hot mix asphalt for one project only.

The Engineer may direct, at any time that tankers be weighed in the Engineers presence before and after unloading.  If the weight determined at the project varies more than 1 percent from the invoice amount, payment will be based on the weight determined at the project.

Any remnant or diversion will be calculated based on tank stickings or weighing the remaining asphalt cement.  The Engineer will determine the method.  The weight of asphalt cement in waste hot mix asphalt will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Method 1 will be used for determining asphalt quantity unless otherwise directed in writing.  The procedure initially used will be the one used for the duration of the project.  No payment will be made for any asphalt cement more than 0.4 percent above the optimum asphalt content specified in the Job Mix Design.

Job Mix Design.  When specified, Contractor furnished Job Mix Designs will be measured at one according to the hot mix asphalt class and type.

Temporary Pavement.  By weighing.  No deduction will be made for the weight of asphalt cement or anti-stripping additive.

Longitudinal Joint Adhesive and Sealing.  By the linear foot of longitudinal joint.

Preleveling.  By weighing.  No deduction will be made for the weight of asphalt cement or anti stripping additive.

401-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of each class and type of hot mix asphalt produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 5,000 tons.  The lot will be divided into sublots of 500 tons, each randomly sampled and tested for asphalt cement content, density, and gradation according to this subsection.  If the project has more than 1 lot, and less than 8 additional sublots have been sampled at the time a lot is terminated, either due to completion of paving operations or the end of the construction season (winter shutdown), the material in the shortened lot will be included as part of the prior lot.  The price adjustment computed, according to subsection 401-4.03, for the prior lot will include the samples from the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 1,500 tons and 4,999 tons, the contract quantity will be considered one lot.  The lot will be divided into sublots of 500 tons and randomly sampled for asphalt cement content, density, and gradation according to this subsection except that a determination for outliers will not be performed.  Hot mix asphalt quantities of less than 300 tons remaining after dividing the Contract quantity into sublots will be included in the last sublot.  Hot mix asphalt quantities of 300 tons or greater will be treated as an individual sublot.  The lot will be evaluated for price adjustment according to subsection 401-4.03 except as noted.

For Contract quantity of less than 1,500 tons (also for approaches and temporary pavement), hot mix asphalt will be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the hot mix asphalt to the specified depth and finished surface requirements and tolerances.  The Engineer reserves the right to perform any testing required in order to determine acceptance.  Remove and replace any hot mix asphalt that does not conform to the approved JMD.

Samples collected at the plant from dry batched aggregates, the conveyor system, or the asphalt cement supply line shall be taken by the Contractor in the presence of the Engineer.  The Engineer will take immediate possession of the samples.

1.	Asphalt Cement.  Hot mix samples taken for the determination of asphalt cement content will be taken randomly from behind the screed before initial compaction, at the end of the auger, or from the windrow according to WATC FOP for AASHTO T 168 and ATM 403, as directed by the Engineer.  Hot mix asphalt samples taken for the determination of both asphalt cement content and gradation will be taken randomly from behind the screed before initial compaction or from the windrow according to WAQTC FOP for AASHTO T 168 and ATM 403.

Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  At the discretion of the Engineer, asphalt cement content will be determined according to ATM 405 or WAQTC FOP for AASHTO T 308.

2.	Aggregate Gradation.

a.	Drum Mix Plants.  Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a diverter device, or from the stopped conveyor belt according to WAQTC FOP for AAHSTO T2, or from the same location as samples for the determination of asphalt cement content.  Locate diverter devices for obtaining aggregate samples from drum mix plants on the conveyor system delivering combined aggregates into the drum.  Divert aggregate from the full width of the conveyor system and maintain the diverter device to provide a representative sample of aggregate incorporated into the hot mix asphalt.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  The aggregate gradation for samples from the conveyor system will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For hot mix asphalt samples, the gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

- Batch Plants.  Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates according to WAQTC FOP for AASHTO T 2.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  Dry batched aggregate gradations will be determined according to WAQTC FOP for AASHTO T 27/T 11.  For hot mix asphalt samples, the aggregate gradation will be determined according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.

3.	Density.  Cut full depth core samples from the finished hot mix asphalt within 24 hours after final rolling.  Neatly cut one 6-inch diameter core sample with a core drill at each location marked by the Engineer.  Use a core extractor to prevent damage to the core.  The Engineer will determine the density of the core samples according to WAQTC FOP for AASHTO T 166/T 275.  Do not core hot mix asphalt on bridge decks.  Backfill and compact voids left by coring with new hot mix asphalt within 24 hours.

Cores for longitudinal joint density shall be centered on the longitudinal joint at each location the panel completing the joint is cored for mat density acceptance testing.

4.	Retesting.  A retest of any sample outside the limits specified in Table 401-2 may be requested provided the quality control requirements of 401-2.05 are met.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  The Engineer will mark the sample location for the density retest within a 2-foot radius of the original core.  The original test results will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample is allowed.  Except for the first lot, gradation and asphalt cement content are determined from the same sample, retesting for gradation or asphalt cement from the first sublot of a lot will include retesting for the MSG; when separate samples are used, retesting for asphalt cement content will include retesting for MSG.

5.	Asphalt Cement.

The lot size for asphalt cement will normally be 200 tons.  If a project has more than one lot and the remaining asphalt cement quantity is less than 150 tons, it will be added to the previous lot and that total quantity will be evaluated for price adjustment as one lot.  If the remaining asphalt cement quantity is 150 tons or greater, it will be sampled, tested and evaluated as a separate lot.

If the contract quantity of asphalt cement is between 85 to 199 tons, the contact quantity will be considered as one lot and sampled, tested, and evaluated according to this subsection.  Quantities of asphalt cement less than 85 tons will be accepted based on manufacturer’s certified test reports and certification of compliance.

Asphalt cement will be sampled according to WAQTC FOP for AASHTO T 40, tested for conformance to the specifications in Section 702, and evaluated for price adjustment in accordance with subsection 401-4.03.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.  Three separate samples from each lot will be taken, one for acceptance testing, one for Contractor retesting, and one held in reserve for referee testing if applicable.

The total asphalt cement price adjustment is the sum of the individual lot price adjustments and will be subtracted under Item 401(6) Asphalt Price Adjustment - Quality.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to each type of Hot Mix Asphalt when the contract quantity equals or exceeds 1,500 tons, except as specified in subsection 401-4.02.

Acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis method as specified in subsection 106-1.03 to determine the total estimated percent of the lot that is within specification limits.

The price adjustment is based on the lower of two pay factors.  The first factor is a composite pay factor for hot mix asphalt that includes gradation and asphalt cement content.  The second factor is for density.

A lot containing hot mix asphalt with less than a 1.00 pay factor will be accepted at an adjusted price, provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing hot mix asphalt that fails to obtain at least a 0.75 pay factor will be considered unacceptable and rejected under subsection 105-1.11.

The Engineer will reject hot mix asphalt that appears to be defective based on visual inspection.  A minimum of two samples will be collected from the rejected hot mix asphalt and tested if requested.  If test results are within specification limits, payment will be made for the hot mix asphalt.  If any of the test results fail to meet specifications, no payment will be made and the cost of the testing will be subtracted under Item 401(6) Asphalt Price Adjustment - Quality.  Costs associated with removal and disposal of the rejected hot mix asphalt are subsidiary to the Hot Mix Asphalt pay item.

Outlier Test.  Before computing the price adjustment, the validity of the test results will be determined by SP-7, the Standard Practice for Determination of Outlier Test Results.  Outlier test results will not be included in the price adjustment calculations.

When gradation and asphalt cement content are determined from the same sample, if any size on the gradations test or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sublot will not be included in the price adjustment.  The density test result for that sublot will be included in the price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price adjustment, however, the gradation and asphalt cement content results for that sublot will be included provided neither is an outlier.

When gradation and asphalt cement content are determined from separate samples, if any sieve size on the gradation test is an outlier, then the gradation test results for that sample will not be included in the price adjustment.  The asphalt cement content and density test results for that sublot will be included in the price adjustment provided neither is an outlier.  If the asphalt cement content test result is an outlier, it will not be included in the price adjustment but the gradation and density test results for the sublot will be included provided neither is an outlier.  If the density test result is an outlier, it will not be included in the price adjustment but the gradation and asphalt cement content test results will be included provided neither is an outlier.

Quality Level Analysis.  Pay factors are computed as follows:

1.	Outliers (determined by SP-7), and any test results on material not incorporated into the work, are eliminated from the quality level analysis.

The arithmetic mean () of the remaining test results is determined:

Where:	= summation of

x = individual test value to xn

n = total number of test values

is rounded to the nearest tenth for density and sieve sizes except the No. 200 sieve.  is rounded to the nearest hundredth for asphalt cement content and the No. 200 sieve.

2.	The sample standard deviation(s), after the outliers have been excluded, is computed:

Where:	(x2)	=	sum of the squares of individual test values.

(x)2	=	square of the sum of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the No. 200 sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt cement content and the No. 200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and all sieves except the No. 200.  Use s = 0.020 for asphalt cement content and the No. 200 sieve.

3.	The USL and LSL are computed.  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 401-2.  The TV is the specification value specified in the approved Job Mix Design.  Specification tolerance limits for the largest sieve specified will be plus 0 and minus 1 when performing PWL calculations.  The TV for density is 94 percent of the maximum specific gravity (MSG), the LSL is 92 percent of MSG and the USL is 98 percent.

TABLE 401-2
LOWER SPECIFICATION LIMIT (LSL) AND
UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 3/4 inch sieve | TV-6.0 | TV+6.0 |
| 1/2 inch sieve | TV-6.0 | TV+6.0 |
| 3/8 inch sieve | TV-6.0 | TV+6.0 |
| No. 4 sieve | TV-6.0 | TV+6.0 |
| No. 8 sieve | TV-6.0 | TV+6.0 |
| No. 16 sieve | TV-5.0 | TV+5.0 |
| No. 30 sieve | TV-4.0 | TV+4.0 |
| No. 50 sieve | TV-4.0 | TV+4.0 |
| No. 100 sieve | TV-3.0 | TV+3.0 |
| No. 200 sieve1 | TV-2.0 | TV+2.0 |
| Asphalt % | TV-0.4 | TV+0.4 |
| Mat Density % | 92 | 98 |

1	Tolerances for the No. 200 sieve may not exceed the broad band limits in Table 703-3.

4.	The Upper Quality Index (QU) is computed:	QU

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	The Lower Quality Index (QL) is computed:	QL

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	PU (percent within the upper specification limit which corresponds to a given QU) is determined.  See subsection 106-1.03.

7.	PL (percent within the lower specification limit which corresponds to a given QL) is determined.  See subsection 106-1.03.

8.	The Quality Level (the total percent within specification limits) is determined for aggregate gradation, asphalt cement content, and density.

Quality Level = (PL + PU) - 100

9.	Using the Quality Levels from Step 8, the lot Pay Factor is determined for Density (DPF) and gradation and asphalt cement content pay factors (PF) from Table 106-2.  The maximum pay factor for the largest sieve size specification for gradation is 1.00.

10.	The Composite Pay Factor (CPF) for the lot is determined using the following formula:

[f3/4 inch (PF3/4 inch) + f1/2 inch (PF1/2 inch) +....fac (PFac)]

- CPF =

Sf

The CPF is rounded to the nearest hundredth.

Table 401-3 gives the weight factor (f) for each sieve size and asphalt cement content.

TABLE 401-3
WEIGHT FACTORS

| ###### Sieve Size | Type I ###### Factor “f” | Type II Factor “f” | Type III ###### Factor “f” |
| --- | --- | --- | --- |
| 1" | 4 |  |  |
| 3/4" | 4 | 4 |  |
| 1/2" | 4 | 5 | 4 |
| 3/8" | 4 | 5 | 5 |
| No. 4 | 4 | 4 | 5 |
| No. 8 | 4 | 4 | 5 |
| No. 16 | 4 | 4 | 5 |
| No. 30 | 4 | 5 | 6 |
| No. 50 | 4 | 5 | 6 |
| No. 100 | 4 | 4 | 4 |
| No. 200 | 20 | 20 | 20 |
| Asphalt Cement Content, % | 40 | 40 | 40 |

The price adjustment will be based on either the CPF or DPF, whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1.00] x (tons in lot) x (PAB)

* CPF or DPF, whichever is lower.

## PAB = Price Adjustment Base  = $________ per ton

(DESIGNER TO INSERT ESTIMATED UNIT PRICES OF MIX + 5.5% OF ASPHALT CEMENT)

The total asphalt concrete price adjustment is the sum of all price adjustments for each lot and will be adjusted under Item 401(6) Asphalt Price Adjustment - Quality.

EVALUATION OF ASPHALT CEMENT

Asphalt cement will be randomly sampled and tested every 200 tons and evaluated for price adjustment.  If the last sample increment is 100 tons or less, that quantity of asphalt cement will be added to the quantity represented by the previous sample and the total quantity will be evaluated for price adjustment.  If the last sample increment is greater than 100 tons, it will be sampled, tested, and evaluated separately.  Asphalt cement pay reduction factors for each sample will be determined from Table 401-4.

The total asphalt cement price adjustment is the sum of the individual sample price adjustments and will be subtracted under Item 401(6) Asphalt Price Adjustment - Quality.

TABLE 401-4
ASPHALT CEMENT PAY REDUCTION FACTORS
(Use the single, highest pay reduction factor)

|  | Spec | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 0 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.1 | 0.25 | Reject or Engr Eval |
| ##### Tests on Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | <3 Pa-s | <3 |  | >3 |  |  |  |  |  |  |
| Dynamic Shear | >1.00 kPa | >1.00 |  | 0.88-0.99 |  |  |  | 0.71-0.89 | 0.50-0.70 | <0.50 |
| Toughness | >110 in-lbs | >93.5 | 90.0-93.4 | 85.0-89.9 | 80.0-84.9 | 75.0-79.9 | 70.0-74.9 |  |  | <70.0 |
| Tenacity | >75 in-lbs | >63.8 | 61.0-63.7 | 58.0-60.9 | 55.0-57.9 | 52.0-54.9 | 48.0-51.9 |  |  | <48.0 |
| ##### Tests on RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | <1.00 % | <1.00 |  | 1.001-1.092 |  |  |  | 1.093-1.184 | 1.185-1.276 | >1.276 |
| Dynamic Shear | >2.20 kPa | >2.20 |  | 1.816-2.199 |  |  |  | 1.432-1.815 | 1.048-1.431 | <1.048 |
| ##### Test on PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | <5000 kPa | <5000 |  | 5001-5289 |  |  |  | 5290-5578 | 5579-5867 | >5867 |
| Creep Stiffness, S | <300 MPa | <300 |  | 301-338 |  |  |  | 339-388 | 389-450 | >450 |
| Creep Stiffness, m-value | >0.300 | >0.300 |  | 0.287-0.299 |  |  |  | 0.274-0.286 | 0.261-0.273 | <0.261 |
| Direct Tension | >1.0 % | >1.0 |  | 0.86-0.99 |  |  |  | 0.71-0.85 | 0.56-0.70 | <0.56 |

# Asphalt Cement Price Adjustment for each sample = 5 x PAB x Qty X PRF

PAB = Price Adjustment Base

- Qty = Quantity of asphalt cement represented by asphalt cement sample

PRF = Pay Reduction Factor from Table 401-4

Asphalt Cement Appeal Procedure.  Once notified of a failing test result of an asphalt cement sample, the Contractor has 21 days to issue a written appeal.  The appeal must be accompanied by all of the Contactor’s quality control test results and a test result of Contactor’s sample of this lot tested by an AASHTO accredited asphalt laboratory (accredited in the test procedure in question).  The Engineer will review these test results and using ASTM D3244 determine a test value upon which to base a price reduction.

If the Contractor challenges this value, then the referee sample held by the Engineer will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  This test result will be incorporated into the ASTM D3244 procedure to determine a test value upon which to base a price reduction.  If this final value incurs a price adjustment, the Contractor under Item 408(3) Asphalt Price Adjustment, shall pay the cost of testing the referee sample.

The total Asphalt Price Adjustment is the sum of all the price adjustments for each lot and will be included in 401(6) Asphalt Price Adjustment.

- EVALUATION OF PAVEMENT SMOOTHNESS

(Note to the Designer, delete this portion of the specifications on projects that are remote, low volume, gravel to pave, and ownership transfers, also in 401-3.15)

The top layer of hot mix asphalt will be measured according to 401-3.15 and evaluated for a smoothness price adjustment.  The Engineer will calculate the smoothness price adjustment as follows:

- Smoothness Price Adjustment = PAB x PQ x SF

PAB = Price Adjustment Base (401-4.03)

PQ = Final quantity of Hot Mix Asphalt, tons

PrI = Final measured hot mix smoothness, inches/mile

SF = Smoothness Factor

If the PQ is less than 1,500 tons, the SF = 0

If the PQ is 1,500 to 5,000 tons, the SF = 0.1333 – (0.01666 x PrI)

If the PQ is greater than 5,000 tons, the SF = 0.0666 – (0.0083 x PrI)

The smoothness price adjustment will be applied under Item 401(6) Asphalt Price Adjustment - Quality.

- EVALUATION OF LONGITUDINAL JOINT DENSITY

Longitudinal joint density price adjustments apply when hot mix asphalt quantities are equal to or greater than 1,500 tons.  A longitudinal joint density price adjustment for the top layer will be based on the average of all the joint densities on a project and determined as follows:

- 1.	If project average joint density is less than 91 percent MSG, apply the following disincentive:

- Longitudinal joint density price adjustment equal to $3.00 per lineal foot is deducted under Item 401(6) Asphalt Price Adjustment.

- Sections of longitudinal joint represented by cores with less than 91 percent density shall be surface sealed according to subsection 401-3.14.

- 2.	If project average joint density is greater than 92 percent MSG apply the following incentive:

Longitudinal joint density price adjustment equal to $1.50 per linear foot is added under Item 401(6) Asphalt Price Adjustment.

The longitudinal joint price adjustment will be included in Item 401(6) Asphalt Price Adjustment.

## 401-4.04 ASPHALT MATERIAL PRICE ADUSTMENT – UNIT PRICE.

This subsection provides a price adjustment for asphalt material by:

(a)	additional compensation to the Contractor or

(b)	a deduction from the Contract amount.

1.	This provision shall apply to asphalt material meeting the criteria of Section 702, and is included in items listed in the bid schedule of Sections 306, 307, 308, and 401 through 409.

2.	This provision shall only apply to cost changes in asphalt material that occur between the date of bid opening and the date the asphalt material is incorporated into the project.

3.	The asphalt material price adjustment will only apply when:

- a.	There is more than 500 tons of asphalt material in the bid schedule of Sections described in Item 1; and

- b.	There is more than a 7.5 percent increase or decrease in the Alaska Asphalt Material Price Index, from the date of bid opening to the date the asphalt material is incorporated into the project.

4.	As used in this subsection, the Alaska asphalt material price index is calculated bimonthly on the first and third Friday of each month, and will remain in effect from the day of calculation until the next bimonthly calculation.  The Alaska asphalt material price index is posted on the Department’s Statewide Materials website, and calculated according to the formula posted there.

5.	Price adjustment will be cumulative and calculated with each progress payment.  Use the price index in effect on the last day of the pay period, to calculate the price adjustment for asphalt material incorporated into the project during that pay period.  The Department will increase or decrease payment under this Contract by the amount determined with the following asphalt material price adjustment formula:

For an increase exceeding 7.5 percent, additional compensation = [(IPP – IB) – (0.075 x IB)] x Q

For a decrease exceeding 7.5 percent, deduction from contract = [(IB – IPP) – (0.075 x IB)] x Q

Where:

Q	=	Quantity of Asphalt Material incorporated into project during the pay period, in tons

IB	=	Index at Bid: the bimonthly Alaska asphalt material price index in effect on date of bid, in dollars per ton

IPP	=	Index at Pay Period: the bimonthly Alaska asphalt material price index in effect on the last day of the pay period, in dollars per ton

6.	Method of measurement for determining Q (quantity) is the weight of asphalt material that meets the criteria of this subsection and is incorporated into the project.  The quantity does not include aggregate, mineral filler, blotter material, thinning agents added after material qualification, or water for emulsified asphalt.

401-5.01 BASIS OF PAYMENT.

Asphalt cement, anti-strip additives for Item 401(3) Temporary Hot Mix Asphalt, or for hot mix asphalt for leveling course is subsidiary to item 401(3).

Sealing the surface of longitudinal joints according to subsection 401-3.12 will be subsidiary to 401 items.

Asphalt cement, anti stripping additives, tack coat, and crack sealing (401-3.07) are subsidiary to the hot mix asphalt unless specified as pay items.

Price adjustments will not apply to:

1.	Hot Mix Asphalt for leveling course

2.	Temporary Hot Mix Asphalt

3.	Hot Mix Asphalt for Approaches

Payment for furnishing and installing joint adhesive will be paid as 401(9) Longitudinal Joint Adhesive and Sealing.

Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 401(6) Asphalt Price Adjustment.

The Engineer will assess a fee of $2,500.00 under Item 401(6) Asphalt Price Adjustment, for each mix design subsequent to the approved Job Mix Design for each Type and Class of Hot Mix Asphalt specified.

Asphalt cement, anti-strip additives for Item 401(8) Hot Mix Asphalt for Approaches is subsidiary to item 401(8).

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1) 	Hot Mix Asphalt, Type II; Class A 	Ton

401(2) 	Asphalt Cement, PG 52-28 	Ton

401(6) 	Asphalt Price Adjustment - Quality	Contingent Sum

401(9) 	Longitudinal Joint Adhesive and Sealing 	Linear Foot

401(10)	Asphalt Material Price Adjustment - Unit Price	Contingent Sum

R199USC04(01/02/08)

- Add the following Section:

SECTION 409

Hot Mix Asphalt with Crumb Rubber

409-1.01 DESCRIPTION.  Construct one or more layers of plant mixed hot mix asphalt (HMA) with crumb rubber on an approved surface, to the lines, grades, and depths shown on the Plans.

- MATERIALS

409-2.01 COMPOSITION OF MIXTURE - JOB MIX DESIGN.  Meet the requirements of Table 409-1 for the Job Mix Design performed according to ATM 417 and the rut test according to ATM 419.

- TABLE 409-1

HMA DESIGN Requirements

| DESIGN PARAMETERS |  |
| --- | --- |
| Stability, pounds | 900 min |
| Voids in Total Mix, % | 2 – 4 |
| Compaction, number of blows each side of test specimen | 75 |
| Voids in Mineral Aggregate, % min. | 18.0 |
| Asphalt Content, Min. % | 6.0 |
| Dust – Asphalt ratio * | 0.6 – 1.2 |
| Rut Index, mm | 6 max |

*	Dust-asphalt ratio is the percent of material passing the No. 200 sieve divided by the percent of effective asphalt (calculated by weight of mix).

The approved Job Mix Design will specify the target values for gradation, the target value for asphalt cement content, the Maximum Specific Gravity (MSG) of the mix, the additives, and the allowable mixing temperature range.

Target values for gradation in the Job Mix Design must be within the broad band limits shown in subsection 409-2.02 for the type of hot mix asphalt specified but asphalt concrete mixture will have the full tolerances in Table 409-2 applied for evaluation according to subsection 409-4.03 except the tolerances for the largest sieve specified will be plus 0 percent and minus 2 percent, and the No. 200 sieve is limited by the broad band limits.

Do not produce HMA for payment until the Engineer approves the Job Mix Design.

Do not mix HMA produced from different plants.

Submit the following to the Engineer at least 15 days before the production of hot mix asphalt:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process quality control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the aggregate requirements for each type of HMA specified in the Contract.

2.	Representative samples of each aggregate (coarse and/or intermediate, fine, and natural blend material) in the proportions required for the proposed mix design.  Furnish a total of 500 pounds of material.

3.	Five separate 1-gallon samples of the asphalt cement proposed for use in the mixture.  Include name of product, manufacturer, test results of the applicable quality requirements of subsection 702-2.01, manufacturer's certificate of compliance according to subsection 106-1.05, a temperature viscosity curve for the asphalt cement or manufacturer's recommended mixing and compaction temperatures, and current Material Safety Data Sheet.

4.	One sample, of at least 1/2 pint, of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Material Safety Data Sheet.

5.	Samples of rubber (20 pounds) proposed for use with a manufacturer’s certification of composition.

The Engineer will then evaluate the material and the proposed gradation using ATM 417 and the requirements of Table 409-1 for the appropriate type of HMA specified and establish the approved Job Mix Design which will become a part of the Contract.

No payment for HMA will be made until the new Job Mix Design is approved.  Approved changes apply only to HMA produced after the submittal of the changes.

Changes.  Failure to achieve results conforming to Table 409-1 or changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio, will require a new Job Mix Design.  Submit changes and new samples in the same manner as the original submittal.

409-2.02 AGGREGATES.  Use a minimum of 3 stockpiles for crushed HMA aggregate (coarse, intermediate, and fine).  Place blend material in a separate pile.

- Conform to subsection 703-2.04

409-2.03 ASPHALT CEMENT.  Provide the grade of asphalt cement specified in the Contract meeting the applicable requirements of Section 702.  Use PG 64-34 if none is specified.

Provide test reports for each batch of asphalt cement showing conformance to the specifications in before delivery to the project.  Document the storage tanks used for each batch on the test report, the anti-strip additives required by the mix design be added during load out for delivery to the project, and a printed weight ticket for anti strip is included with the asphalt cement weight ticket.  The location where anti strip is added may be changed with the written approval of the Engineer.

Furnish the following documents at delivery:

- Manufacturer’s certificate of compliance (106-1.05).

- Conformance test reports for the batch.

- Batch number and storage tanks used.

- Date and time of load out for delivery.

- Type, grade, temperature, and quantity of asphalt cement loaded.

- Type and percent of anti-strip added.

409-2.04 ANTI-STRIP ADDITIVES.  Use anti strip agents in the proportions determined by ATM 414 and included in the approved Job Mix Design.  At least 70 percent of the aggregate must remain coated when tested according to ATM 414.  A minimum of 0.25 percent by weight of asphalt cement is required.

409-2.05 CRUMB RUBBER.  Produce the crumb rubber from ambient ground whole passenger or truck tires (do not use heavy equipment tires).  The ground rubber shall be free of wire and cord, free flowing (moisture content as specified).  Calcium carbonate or talc (meeting ASTM M17) may be added, up to a maximum of 4 percent by weigh, to maintain the free flowing condition of the rubber.  Add crumb rubber into the hot aggregate during the mixing process in the asphalt plant.  The crumb rubber supplier shall provide certification listing test results of the gradation and chemical properties.

Provide crumb rubber conforming to the following gradation requirements determined according to WAQTC FOP for AASHTO T 27/T 11.

- Gradation Requirements

| Sieve Size | Percent Passing |
| --- | --- |
| 1/4" | 100 |
| No. 4 | 80-100 |
| No. 8 | 25-45 |
| No. 16 | 0-4 |

Chemical and Physical Properties determined by ASTM 297 shall conform to the following:

| Natural Rubber |  | 14-30% |
| --- | --- | --- |
| Carbon Black |  | 20-35% |
| Ash |  | 8% max |
| Acetone Extract |  | 10-18% |
| Specific Gravity |  | 1.15 + 0.05 |
| Moisture Content |  | < 0.75% |
| Contaminates, Fiber and Steel |  | < 0.5% fiber + metal particles |
| Contaminates, Mineral |  | < 0.25% |

Estimated addition rate of crumb rubber is 2 percent to 3 percent of total mix weight as determined by Engineer.

There is approximately 169,000 pounds of crumb rubber in 2-ton bags available at no cost to the Contractor stored at 5800 Tudor Road, contact the Engineer before moving it to the hot plant.

409-2.06 PROCESS QUALITY CONTROL.  Sample and test materials for quality control of the HMA according to subsection 106-1.03.  Provide copies of these test results to the Engineer within 24 hours.

Failure to perform quality control forfeits the Contractor’s right to a retest under subsection 409-4.02.

Submit a paving and plant control plan at the prepaving meeting to be held a minimum of 5 working days before initiating paving operations.  Address the sequence of operations and joint construction.  Outline steps to assure product consistency, to minimize segregation, and to prevent premature cooling of the hot mix asphalt.  Include a proposed quality control testing frequency for gradation, asphalt cement content, and compaction.

- CONSTRUCTION REQUIREMENTS

409-3.01 WEATHER LIMITATIONS.  Place the HMA on a dry surface not on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or compaction of the mix.  Do not place HMA on surface that has a temperature less than 50° F.

409-3.02 EQUIPMENT, GENERAL.  Use equipment in good working order and free of HMA buildup.  Make equipment available for inspection and demonstration of operation a minimum of 24 hours before placement of HMA.

409-3.03 ASPHALT MIXING PLANT.  Meet AASHTO M 156.  Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately measure and proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the calibration data to the Engineer at least 4 hours before HMA production.

Provide a scalping screen at the asphalt plant to prevent oversize material or debris from being incorporated into the HMA.

Provide a tap on the asphalt cement supply line just before it enters the plant (after the 3-way valve) for sampling asphalt cement.

Provide systems to uniformly blend granulated rubber into the mix.

409-3.04 HAULING EQUIPMENT.  Haul asphalt mixtures in trucks with tight, clean, smooth metal beds, thinly coated with a minimum amount of paraffin oil, limewater solution, or an approved manufactured asphalt release agent.  Do not use petroleum fuel as an asphalt release agent.

Cover the asphalt concrete mixture in the hauling vehicle, when directed.

Provide a truck cleaning station on the project where the following work is performed.

- Spray truck tires with an environmental degradable release agent if mix adheres to tires before dumping in front of the paver.

- Clean off loose mix from gates, chains, tires that would fall on the pavement of the haul route.

- Daily inspect and clean the pavement surface of the haul route of any mix that has fallen on it.

409-3.05 ASPHALT PAVERS.  Use self-propelled pavers equipped with a heated vibratory screed.  Control grade and cross slope with automatic grade and slope control devices.  Use a 30-foot minimum ski, or other approved grade follower, to automatically actuate the paver screed control system.  Use grade control on either (a) both the high and low sides or (b) grade control on the high side and slope control on the low side.

Use a screed assembly that produces a finished surface of the required smoothness, thickness, and texture without tearing, shoving, or displacing the HMA.  Heat and vibrate screed extensions.  Place auger extensions within 20 inches of the screed extensions or according to written manufacturer’s recommendations.

Equip the paver with a means of preventing the segregation of the coarse aggregate particles from the remainder of the HMA when that mix is carried from the paver hopper back to the paver augers.  The paver manufacture shall approve the means and methods used and may consist of chain curtains, deflector plates, or other devices and any combination of these.

The following specific requirements apply to the identified bituminous pavers:

- Blaw-Knox bituminous pavers equipped with the Blaw-Knox Materials Management Kit (MMK).

- Cedarapids bituminous pavers must have been manufactured in 1989 or later.

- Caterpillar bituminous pavers equipped with deflector plates as identified in the December 2000 Service Magazine – entitled: New Asphalt Deflector Kit {6630, 6631, 6640}.

Supply a Certificate of Compliance that verifies the required means and methods used to prevent bituminous paver segregation have been implemented.

The Engineer shall approve the means and methods used to prevent paver segregation before it is used to place HMA on the project.

The use of a “Layton Box” or equivalent towed paver is allowed on bike paths, sidewalks, and driveways.

409-3.06 ROLLERS.  Use both steel-wheel (static or vibratory) rollers, pneumatic rollers are not recommended.  Operate rollers according to manufacturer's instructions with drive drum towards the paver.  Avoid crushing or fracturing of aggregate.  Use rollers designed to compact HMA mixtures and reverse without backlash.  Release agent may be required on the drum to prevent adhesion of the mix.

409-3.07 PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces to conform to the Plans and Specifications.  Before applying tack coat to the existing surface, clean out loose material from cracks in existing pavement wider than 1 inch in width full depth then fill using asphalt concrete tamp in place.  Clean, wash, and sweep existing paved surfaces of loose material.

Preparation of a milled surface,

- Prelevel remaining ruts, pavement delaminations, or depressions having a depth greater than ½ inch with HMA, Type IV or as approved by the Engineer.  No density testing is required for the leveling course material.  The Engineer will inspect and accept this material.

- If planing breaks through existing pavement remove 2 inches of existing base and fill with HMA, Type II, Class B.  Notify the Engineer of pavement areas that might be considered thin or unstable during pavement removal.

Existing surface must be approved by the Engineer before applying tack coat.

Before placing the HMA, uniformly coat contact surfaces of curbing, gutters, sawcut pavement, cold joints, manholes, and other structures with tack coat material meeting Section 402.

Allow emulsion tack coat to break before placement of asphalt concrete mixture on these surfaces.

409-3.08 PREPARATION OF ASPHALT.  Provide a continuous supply of asphalt cement to the asphalt mixing plant at a uniform temperature, within the allowable mixing temperature range.  Maintain temperature at or not greater than 25°F of the mix temperature.

409-3.09 PREPARATION OF AGGREGATES.  Dry the aggregate so the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, does not exceed 0.5 percent (by total weight of mix), as determined by WAQTC FOP for AASHTO T 329.

***deleted***

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  HMA containing soot or fuel is considered unacceptable according to subsection 105-1.11.

409-3.10 MIXING.  Combine the aggregate, asphalt cement, rubber, and additives in the mixer in the amounts required by the Job Mix Design.  Mix to obtain 98 percent coated particles when tested according to AASHTO T 195.

For batch plants, put the dry aggregate in motion before addition of asphalt cement.  For drum plants, add crumb rubber at a location prior to the injection of asphalt cement.

409-3.11 TEMPORARY STORAGE.  Silo type storage bins may be used, provided that the characteristics of the HMA are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, and changes in the characteristics of asphalt cement, lumpiness, or stiffness of the mixture are causes for rejection.

409-3.12 PLACING AND SPREADING.  Place the HMA upon the approved surface, spread, strike off, and adjust surface irregularities.  Use asphalt pavers to distribute HMA, including leveling courses.  The maximum compacted lift thickness allowed is 2 inches.

Use hand tools to spread, rake, and lute the HMA in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.

When the section of roadway being paved is open to traffic, pave adjacent traffic lanes to the same elevation within 24 hours.  Place approved material against the outside pavement edge when the drop off exceeds 2 inches.

Do not pave against new Portland concrete curbing until it has cured for at least 72 hours.

Place HMA over bridge deck membranes according to Section 508 and the manufacturer’s specifications.

409-3.13 COMPACTION.  Thoroughly and uniformly compact the HMA by rolling.

During placement, the Engineer may evaluate the HMA surface immediately behind the paver for cyclic low density using an infrared camera.  The real time thermal images and thermal profile data will become part of the project records shared with the Contractor.  The Contractor shall immediately adjust lay-down procedures to correct mat thermal differentials greater than 25°F.

The target value for density is 96 percent of the maximum specific gravity (MSG), as determined by WAQTC FOP for AASHTO T 209.  For the first lot of each type of asphalt concrete pavement, the MSG will be determined by the Job Mix Design.  For additional lots, the MSG will be determined by the sample from the first sublot of each lot.

Perform acceptance testing for density according to WAQTC FOP for AASHTO T 166/T 275 using a 6 inch diameter core.  (Acceptance testing for density of leveling course or temporary pavement is not required.)

Do not leave rollers or other equipment standing on pavement that has not cooled sufficiently to prevent indentation.

After compaction, the Engineer may require an application of saturated solution of the hydrated lime mixed with water to the surface of the pavement before allowing traffic on it if the pavement surface adheres to vehicle tires.

409-3.14 JOINTS.  Minimize the number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.  Do not construct longitudinal joints in the driving lanes.

Offset the longitudinal joints in one layer from the joint in the layer immediately below by at least 6 inches.  Align the joints of the top layer at the centerline or lane lines.  Where preformed marking tape striping is required, offset the longitudinal joint in the top layer not more than 12 inches from the edge of the stripe.

Seal the vertical edge of all longitudinal joints with Crafco 34524 Joint Adhesive or approved equal before paving against it.  Apply a 1/8 inch thick band of joint adhesive over the surface according to manufacturer’s recommendations.

For the top layer of HMA, the minimum specification limit for longitudinal joint density is 91 percent of the MSG of the panel completing the joint.  Cut one 6-inch diameter core centered on the longitudinal joint at each location the panel completing the joint is cored for acceptance density testing.  Density will be determined according to WAQTC FOP for AASHTO T 166/T 275.

If the average project longitudinal joint density is less than 91 percent in the top layer, seal the longitudinal joints with Asphalt Systems GSB-78, or approved equal, while the hot mix asphalt is clean, free of moisture, and before traffic marking.  Longitudinal joint sealing shall be according to the manufacturer’s recommendations and an application rate of 0.15 gallons per square yard.  Apply the sealant at least 12 inches wide centered on the longitudinal joint.

409-3.15 SURFACE TOLERANCE.  The Engineer will test the finished surface after final rolling at selected locations using a 16-foot straightedge.  Correct variations from the testing edge, between any two contacts of more than 1/4 inch.

The Engineer will measure the pavement surface in the driving lanes for a smoothness price adjustment.  No measurements will be taken in turn lanes, lane transitions, or within 25 feet of the existing pavement at the project beginning and end.

Smoothness will be measured in both wheel paths of each lane and reported as profilograph results (PrI) filtered with a 0.2-inch blanking band.  Report PrI as a job average for measured lanes, calculated to the nearest 0.1 inch.

409-3.16 PATCHING DEFECTIVE AREAS.  Remove HMA that becomes contaminated with foreign material, is segregated, or is determined to be defective.  Do not skin patch.  Remove defective materials for the full thickness of the course.  Cut the pavement so that edges are vertical, the sides are parallel to the direction of traffic, and the ends are skewed between 15-25 degrees.  Coat edges with a tack coat meeting Section 402 and allow tack to cure.  Place and compact fresh HMA according to subsection 409-3.13 to grade and smoothness requirements.

Areas where the surface is flushing or bleeding asphalt cement after compaction is completed are defective and not acceptable.  They shall be removed by milling to a depth of 2 inches and replaced at no cost to the State.

Costs associated with patching defective areas are subsidiary to the HMA pay item.

409-4.01 METHOD OF MEASUREMENT.  Section 109 and the following:

Hot Mix Asphalt (HMA).  By weighing, no deduction will be made for the weight of asphalt cement or anti-stripping additive, cutting back joints, or by the area of final pavement surface.

Asphalt Price Adjustment.  Calculated by quality level analysis under subsection 409-4.03.

Asphalt Cement.  By the ton from supplier’s invoices minus waste, diversion, and remnant.  Use this procedure on projects where deliveries are made in tankers and the asphalt plant has one asphalt tank dedicated only to the project, or using a method approved by the Engineer.

The Engineer may direct (at any time) that tankers be weighed in the Engineers presence before and after unloading.  If the weight determined at the project varies more than 1 percent from the invoice amount, payment will be based on the weight determined at the project.

Any remnant or diversion will be calculated based on tank stickings or weighing the remaining asphalt cement or a method approved by the Engineer.  The weight of asphalt cement in waste HMA will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Temporary Pavement.  By weighing.  No deduction will be made for the weight of asphalt cement or anti-stripping additive.

Longitudinal Joint.  By the lineal foot of longitudinal joint.

409-4.02 ACCEPTANCE SAMPLING AND TESTING.  The quantity of each type of HMA produced and placed will be divided into lots and the lots evaluated individually for acceptance.

A lot will normally be 5,000 tons.  The lot will be divided into sublots of 500 tons; each randomly sampled and tested for asphalt cement content, density, and gradation according to this subsection.  If the project has more than 1 lot, and less than 8 additional sublots have been sampled at the time a lot is terminated, either due to completion of paving operations or the end of the construction season (winter shutdown), the material in the shortened lot will be included as part of the prior lot.  The price adjustment computed, according to subsection 409-4.03, for the prior lot will include the samples from the shortened lot.

If 8 or 9 samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the Contract quantity is between 1,500 tons and 4,999 tons, the contract quantity will be considered one lot.  The lot will be divided into sublots of 500 tons and randomly sampled for asphalt cement content, density, and gradation according to this subsection.  Hot mix asphalt quantities of less than 300 tons remaining after dividing the lot into sublots will be included in the last sublot, hot mix asphalt quantities of 300 tons or greater will be treated as an individual sublot.  The lot will be evaluated for price adjustment according to subsection 409-4.03 except as noted.

For Contract quantity of less than 1,500 tons (and for temporary pavement), HMA will be accepted for payment based on the Engineer's approval of a Job Mix Design, a field sample of the mix, and acceptable placement and compaction of the hot mix asphalt to the specified depth and finished surface requirements and tolerances.  Remove and replace any HMA that do not conform to the approved JMD.

An area of finished surfacing that is visibly segregated, fails to meet surface tolerance requirements or is flushing asphalt cement is considered unacceptable according to subsection 105-1.11.

1.	Asphalt Cement/Crumb Rubber Content.  Samples for the determination of asphalt cement content will be taken from either the windrow in front of the paver, or at the end of the auger, or behind the screed before initial compaction.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  At the discretion of the Engineer, asphalt cement/rubber content determine according to ATM 405 or WAQTC FOP for AASHTO T 308.  The average of two tests from the same sample will be used to compute result.

2.	Asphalt Cement Quality.  The Contractor shall sample asphalt cement from the asphalt cement supply line when requested, witnessed by the Engineer’s representative.  After purging residual asphalt cement, take 3 one-quart samples into wide mouth one-quart metal containers.  Asphalt cement will be sampled for acceptance testing according to WAQTC FOP for AASHTO T 40 and tested to conform to the Specifications in Section 702.  Three separate samples will be taken, one for acceptance testing, one for Contractor retesting, and one held in reserve for referee testing.

3.	Aggregate Gradation.  Samples taken for the determination of aggregate gradation will be from the same location as samples for the determination of asphalt cement/crumb rubber content.  Two separate samples will be taken, one for acceptance testing and one held in reserve for retesting if applicable.  Determine the gradation according to WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO T 308) has burned off the asphalt cement.  The average of two tests from the same sample will be used to compute result.

4.	Density.  Cut full depth core samples from the finished HMA within 24 hours after final rolling.  Neatly cut one 6-inch diameter core sample with a core drill from each sublot at the randomly selected location marked by the Engineer.  Use a core extractor to prevent damage to the core.  The Engineer will determine the density of the core samples according to WAQTC FOP for AASHTO T 166/T 275.  Do not core hot mix asphalt on bridge decks.  Backfill and compact voids left by coring with new HMA within 24 hours.

5.	Retesting.  A retest of any sample outside the limits specified in Table 409-2 may be requested provided the quality control requirements of 409-2.05 are met.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  The Engineer will mark the sample location for the density retest.  The original test results for gradation, asphalt cement content, or density will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample is allowed.  Except for the first lot, gradation or asphalt cement content retesting of the sample from the first sublot of a lot will include retesting for the MSG.

409-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to each type of HMA for which the contract quantity equals or exceeds 1,500 tons, except as specified in subsection 409-4.02.

Acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis method as specified in subsection 106-1.03 to determine the total estimated percent of the lot that is within specification limits.  Asphalt cement content results will be reported to the nearest 0.1 percent.

The price adjustment is based on the lower of two pay factors.  The first factor is a composite pay factor for HMA, which includes gradation and asphalt cement content.  The second factor is for density.

A lot containing HMA with less than a 1.00 pay factor will be accepted at an adjusted price, provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing HMA that fails to obtain at least a 0.75 pay factor will be considered unacceptable and rejected under subsection 105-1.11.

The Engineer will reject HMA that appears to be defective based on visual inspection.  A minimum of two samples will be collected from the rejected mixture and tested if requested.  If test results are within specification limits, payment will be made for the mixture.  If a test results fail to meet specifications, no payment will be made and the cost of the testing will be subtracted under Item 409(6) Asphalt Price Adjustment.  Costs associated with removal and disposal of the rejected HMA are subsidiary to the HMA pay item.

Outlier Test.  Before computing the price adjustment, the validity of the test results will be determined by SP-7, the Standard Practice for Determination of Outlier Test Results.  Outlier test results will not be included in the price adjustment calculations.

If a sieve size on a gradation test or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sublot will not be included in the price adjustment.  The density test result for that sublot will be included in the price adjustment provided it is not an outlier.

If the density test result is an outlier, the density test result will not be included in the price adjustment, however, the gradation and asphalt cement content results for that sublot will be included provided neither is an outlier.

Quality Level Analysis.  Pay factors are computed as follows:

1.	Outliers (determined by SP-7), and any test results on material not incorporated into the work, are eliminated from the quality level analysis.

The arithmetic mean () of the remaining test results is determined:

Where:	= summation of

x = individual test value to xn

n = total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the No. 200 sieve.  is rounded to the nearest hundredth for asphalt cement content and the No. 200 sieve.

2.	The sample standard deviation(s), after the outliers have been excluded, is computed:

Where:	(x2)	=	sum of the squares of individual test values.

(x)2	=	square of the sum of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and sieve sizes except the No. 200 sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt cement/rubber content and the No. 200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.20 for density and sieves except the No. 200.  Use s = 0.020 for asphalt cement/rubber content and the No. 200 sieve.

3.	The USL and LSL are computed.  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances in Table 409-2.  The TV is the specification value specified in the approved Job Mix Design.  Specification tolerance limits for the largest sieve specified will be plus 0 and minus 1 for Quality Level Analysis purposes.

- TABLE 409-2

LOWER SPECIFICATION LIMIT (LSL) & UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 3/4" Sieve | TV-1.0 | TV |
| 1/2" Sieve | TV-6.0 | TV+6.0 |
| 3/8" Sieve | TV-6.0 | TV+6.0 |
| No. 4 Sieve | TV-6.0 | TV+6.0 |
| No. 8 Sieve | TV-5.0 | TV+5.0 |
| No. 16 Sieve | TV-5.0 | TV+5.0 |
| No. 30 Sieve | TV-4.0 | TV+4.0 |
| No. 50 Sieve | TV-4.0 | TV+4.0 |
| No. 100 Sieve | TV-3.0 | TV+3.0 |
| No. 2001 Sieve | TV-2.0 | TV+2.0 |
| Asphalt + Rubber % | TV-0.7 | TV+0.7 |
| Mat Density % | 94 | 99 |

1	Tolerance of No. 200 sieve may not exceed the broad band limits in 409-2.02

4.	The Upper Quality Index (QU) is computed:	 QU

Where:	USL = Upper Specification Limit

QU is rounded to the nearest hundredth.

5.	The Lower Quality Index (QL) is computed:	 QL

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	PU (percent within the upper specification limit which corresponds to a given QU) is determined.  See subsection 106-1.03.

7.	PL (percent within the lower specification limit which corresponds to a given QL) is determined.  See subsection 106-1.03.

8.	The Quality Level (the total percent within specification limits) is determined for aggregate gradation, asphalt cement content, and density.

Quality Level = (PL + PU) - 100

9.	Using the Quality Levels from Step 8, the lot Pay Factor is determined for Density (DPF) and gradation and asphalt cement/rubber content pay factors (PF) from Table 106-2.  The maximum pay factor for the largest sieve size specification for gradation is 1.00.

10.	The Composite Pay Factor (CPF) for the lot is determined using the following formula:

[f3/4 inch (PF3/4 inch) + f1/2 inch (PF1/2 inch) +....facr (PFacr)]

- CPF =

f

The CPF is rounded to the nearest hundredth.

Table 409-3 gives the weight factor (f) for each sieve size and asphalt cement content.

- TABLE 409-3

WEIGHT FACTORS

| Gradation | Factor “f” |
| --- | --- |
| 1/2" | 5 |
| 3/8 | 5 |
| No. 4 Sieve | 4 |
| No. 8 Sieve | 4 |
| No. 16 Sieve | 4 |
| No. 30 Sieve | 5 |
| No. 50 Sieve | 5 |
| No. 100 Sieve | 4 |
| No. 200 Sieve | 20 |
| Asphalt +Rubber % | 44 |

The price adjustment will be based on either the CPF or DPF, whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1.00] x (tons in lot) x (PAB)

*CPF or DPF, whichever is lower.

PAB = Price Adjustment Base = $165/ton (Engineers estimated unit price for mix +7% engineers estimated unit price for PG 64-34)

- EVALUATION OF ASPHALT CEMENT

Asphalt cement will be randomly sampled and tested every 200 tons and evaluated for price adjustment.  If the last sample increment is 100 tons or less, that quantity of asphalt cement will be added to the quantity represented by the previous sample and the total quantity will be evaluated for price adjustment.  If the last sample increment is greater than 100 tons, it will be sampled, tested, and evaluated separately.  Asphalt cement pay reduction factors for each sample will be determined from Table 409-4.

The total asphalt cement price adjustment is the sum of the individual sample price adjustments and will be subtracted under Item 409(6) Asphalt Price Adjustment.

- Table 409-4

ASPHALT CEMENT PAY REDUCTION FACTORS

(Use the single, highest pay reduction factor)

|  | - Spec | Pay Reduction Factor (PRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 0 | 0.04 | 0.05 | 0.06 | 0.07 | 0.08 | 0.1 | 0.25 | Reject or Engr Eval |
| - Tests on Original Binder |  |  |  |  |  |  |  |  |  |  |
| Viscosity | <3 Pa-s | <3 |  | >3 |  |  |  |  |  |  |
| Dynamic Shear | >1.00 kPa | >1.00 |  | 0.99-0.88 |  |  |  | 0.87-0.71 | 0.70-0.50 | <0.50 |
| Toughness | >110 in-lbs | >93.5 | 90.0-93.4 | 85.0-89.9 | 80.0-84.9 | 75.0-79.9 | 70.0-74.9 |  |  | <70.0 |
| Tenacity | >75 in-lbs | >63.8 | 61.0-63.7 | 58.0-60.9 | 55.0-57.9 | 52.0-54.9 | 48.0-51.9 |  |  | <48.0 |
| - Tests on RTFO |  |  |  |  |  |  |  |  |  |  |
| Mass Loss | <1.00 % | <1.00 |  | 1.001-1.092 |  |  |  | 1.093-1.184 | 1.185-1.276 | >1.076 |
| Dynamic Shear | >2.20 kPa | >2.20 |  | 2.199-1.816 |  |  |  | 1.815-1.432 | 1.431-1.048 | <1.048 |
| - Test on PAV |  |  |  |  |  |  |  |  |  |  |
| Dynamic Shear | <5000 kPa | <5000 |  | 5001-5289 |  |  |  | 5290-5578 | 5579-5867 | >5867 |
| Creep Stiffness, S | <300 MPa | <300 |  | 301-338 |  |  |  | 339-388 | 389-450 | >450 |
| Creep Stiffness, m-value | >0.300 | >0.300 |  | 0.299-0.287 |  |  |  | 0.286-0.274 | 0.273-0.261 | <0.261 |
| Direct Tension | >1.0 % | >1.0 |  | 0.99-0.86 |  |  |  | 0.85-0.71 | 0.70-0.56 | <0.56 |

- Asphalt Cement Price Adjustment for each sample = 5 x PAB x Qty X PRF

PAB = Price Adjustment Base

- Qty = Quantity of asphalt cement represented by asphalt cement sample

PRF = Pay Reduction Factor from Table 409-4

Asphalt Cement Appeal Procedure.  Once notified of a failing test result of an asphalt cement sample, the Contractor has 21 days to issue a written appeal.  The appeal must be accompanied by the Contactor’s quality control test results and a test result of Contactor’s sample of this lot tested by an AASHTO accredited asphalt laboratory (accredited in the test procedure in question).  The Engineer will review these test results and using ASTM D3244 determine a test value to base a price reduction.

If the Contractor challenges this value, then the referee sample held by the Engineer will be sent to a mutually agreed upon independent AASHTO accredited laboratory for testing.  This test result will be incorporated into the ASTM D3244 procedure to determine a test value to base a price reduction.  If this final value incurs a price adjustment, the Contractor under Item 409(3) Asphalt Price Adjustment, shall pay the cost of testing the referee sample.

The total Asphalt Price Adjustment is the sum of all the price adjustments for each lot.

- EVALUATION OF PAVEMENT SMOOTHNESS.  The top layer of HMA will be measured according to 409-3.15 and evaluated for a smoothness price adjustment.  The Engineer will calculate the smoothness price adjustment as follows:

- Smoothness Price Adjustment = PAB x PQ x SF

PAB = Price Adjustment Base (409-4.03)

PQ = Final quantity of HMA, tons

PrI = Final measured pavement smoothness, inches/mile

SF = Smoothness Factor

If the PQ is less than 1,500 tons, the SF = 0

If the PQ is 1,500 to 5,000 tons, the SF = 0.1166 – (0.01666 x PrI)

If the PQ is greater than 5,000 tons, the SF = 0.0583 – (0.0083 x PrI)

The smoothness price adjustment will be applied under Item 409(6) Asphalt Price Adjustment.

EVALUATION OF LONGITUDINAL JOINT DENSITY.  Longitudinal joint density price adjustments apply when HMA quantities are equal to or greater than 1,500 tons.  A price adjustment will be based on the average of the joint densities on a project and determined as follows:

A longitudinal joint density price adjustment for the top layer will be based on the average of the joint densities for the project and determined as follows:

- If the project average joint density is less than 91 percent of MSG, the following disincentives apply:

Apply the joint sealer specified in 409-3.14 and apply a longitudinal joint density price adjustment equal to $3.00 per lineal foot that is deducted under Item 409(6) Asphalt Price Adjustment.

- If the project average joint density is greater than 92 percent of MSG, the following incentive applies:

Joint sealer is not required and applies longitudinal joint density price adjustment equal to $1.50 per lineal foot added under Item 409(6) Asphalt Price Adjustment.

- 409-4.04 ASPHALT MATERIAL PRICE ADUSTMENT - UNIT PRICE.  This subsection provides a price adjustment for asphalt material by:

(a)	additional compensation to the Contractor or

(b)	a deduction from the Contract amount.

1.	This provision shall apply to asphalt material meeting the criteria of Section 702, and is included in items listed in the bid schedule of Sections 306, 307, 308, 401 thru 405, 409, 608, and 609.

2.	This provision shall only apply to cost changes in asphalt material that occur between the date of bid opening and the date the asphalt material is incorporated into the project.

3.	The asphalt material price adjustment will only apply when:

a.	There is more than 500 tons of asphalt material in the bid schedule of Sections described in Item 1; and

b.	There is more than a 7.5 percent increase or decrease in the Alaska Asphalt Material Price Index, from the date of bid opening to the date the asphalt material is incorporated into the project.

4.	As used in this subsection, the Alaska asphalt material price index is calculated bimonthly on the first and third Friday of each month, and will remain in effect from the day of calculation until the next bimonthly calculation.  The Alaska asphalt material price index is posted on the Department’s Statewide Materials website, and calculated according to the formula posted there.

5.	Price adjustment will be cumulative and calculated with each progress payment.  Use the price index in effect on the last day of the pay period, to calculate the price adjustment for asphalt material incorporated into the project during that pay period.  The Department will increase or decrease payment under this Contract by the amount determined with the following asphalt material price adjustment formula:

For an increase exceeding 7.5 percent, additional compensation = [(IPP – IB) – (0.075 x IB)] x Q

For a decrease exceeding 7.5 percent, deduction from contract = [(IB – IPP) – (0.075 x IB)] x Q

Where:

Q	=	Quantity of Asphalt Material incorporated into project during the pay period, in tons

IB	=	Index at Bid: the bimonthly Alaska asphalt material price index in effect on date of bid, in dollars per ton

IPP	=	Index at Pay Period: the bimonthly Alaska asphalt material price index in effect on the last day of the pay period, in dollars per ton

6.	Method of measurement for determining Q (quantity) is the weight of asphalt material that meets the criteria of this subsection and is incorporated into the project.  The quantity does not include aggregate, mineral filler, blotter material, thinning agents added after material qualification, or water for emulsified asphalt.

409-5.01 BASIS OF PAYMENT.  The Engineer will assess a fee of $2,500.00 under Item 409(6) Asphalt Price Adjustment, for each mix design subsequent to the approved Job Mix Design for each Type and Class of HMA specified.

Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 409(6) Asphalt Price Adjustment.

***deleted***

Asphalt cement, anti-stripping additives, tack coat, hydrated lime flushing, truck cleaning, longitudinal joint sealer, and crack sealing (409-3.07) are subsidiary to the HMA unless specified as pay items.

Price adjustments will not apply to HMA for leveling course.

Payment for furnishing and installing joint adhesive to the pavement will be incidental to 409(1) Asphalt Concrete, Type V-R.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

409(1)	Asphalt Concrete, Type V-R 	Ton

409(2) 	Asphalt Cement, PG 64-34 	Ton

409(6) 	Asphalt Price Adjustment - Quality	Contingent Sum

409(10)	Asphalt Material Price Adjustment – Unit Price	Contingent Sum

SECTION 603

culverts and storm drains

Special Provisions

603-1.01 DESCRIPTION.  Add the following:  This work shall also consist of installing culvert marker posts.

Final location of equalizer culverts and fin drains shall be identified on as-builts and in the final project description in order for these to be located in the field and for their success to be monitored.

603-2.01 MATERIALS.  Add the following:  Culvert marker posts shall meet the requirements of subsection 730-2.05, Flexible Delineator Posts.  The color shall be blue with no other markings.  The 2.5-inch by 6-foot post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9 inches.

- Add the following subsection:

603-3.06 CULVERT MARKER POSTS.  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  Forty-two inches of post shall remain above the ground after driving.

603-4.01 METHOD OF MEASUREMENT.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01 BASIS OF PAYMENT.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items.  (08/27/03)R42USC

- SECTION 604

MANHOLES AND INLETS

Special Provision

604-1.01 DESCRIPTION.  Add the following:  This work also consists of removing cleanout structures to conform to the Plans.

604-3.01 CONSTRUCTION REQUIREMENTS.  Add the following after the first paragraph:  A proposed access manhole that falls within a concrete sidewalk or asphalt pathway shall have a lid with a rough cobbled grit surface, or be specifically designed to hold a minimum of one inch of concrete or asphalt, as applicable.

Under the sentence “Reconstruct existing manhole by using one or more of the following methods,” add the following:

8.	Remove and dispose of the existing reducing slab and adjustment rings and install a new cover slab.

Add the following:  Notify the Engineer a minimum of five days before removing the frame and grate.  The Engineer will notify DOT&PF M&O (907-338-1466) and have an M&O representative physically identify frames and grates to be salvaged.  Deliver frames and grates designated to be salvaged to the DOT&PF M&O yard located at 5300 East Tudor Road.  Frames and grates not designated for salvage by DOT&PF M&O shall become the Contractor’s property.

When installing new pipe in an existing manhole, cleanly cut a hole by approved means at the invert elevation given on the Plans and two inches larger than the outside diameter of the new pipe.  Then grout joint with nonshrinking cement mortar.

Curb inlet structures shall have a 3-inch formed hole approximately 2 feet below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation.  Keep the openings functional.  This may require temporary dikes, RMC extensions, etc., as necessary.  Fill these holes with grout upon final paving.

Cast standard drainage structure steps during structure pour or install them before concrete hardens.

Provide operations pertaining to the removal and disposal of existing cleanouts.

Add the following subsection:

604-3.02 REMOVAL OF SANITARY SEWER MANHOLE.  Wherever an existing sanitary sewer manhole is to be removed, the Contractor shall remove and dispose the manhole cone section, and replace with DIP and repair clamps.  The Contractor shall notify the Engineer twenty-four (24) hours in advance of removing each manhole and shall provide safe access for the inspection of the process.

604-4.01 METHOD OF MEASUREMENT.  Add the following:  Frames, grates, and lids will not be measured for payment.

604-5.01 BASIS OF PAYMENT.  Add the following:  Frames, grates and lids are subsidiary to the drainage structure.

Connections to existing sewer pipe shall be incidental to pay item “Sanitary Sewer Manhole, Type A.”  No separate payment shall be made for this work, which includes, but is not limited to, cutting of existing pipe, removal of cut pipe, Romac clamp, pipe required to make connection between manhole and existing pipe, labor, and other materials needed.

The removal and any excavation required in the removal of sanitary sewer manholes shall be considered incidental to the pay item “Sanitary Sewer Manhole, Type A.”

Delete item 604(1) Storm Sewer Manhole and add the following pay items:

| Pay Item | Pay Unit |
| --- | --- |
| 604(1A) Storm Drain Manhole, Type I | Each |
| 604(1B) Storm Drain Manhole, Type II | Each |
| 604(2A) Sanitary Sewer Manhole, Type A | Each |
| 604(8) Removal of Sanitary Sewer Manhole | Lump Sum |
| 604(13A) Furnish and Install Manhole Frame and Lid | Each |

- SECTION 607

FENCES

Special Provision

607-1.01 DESCRIPTION.  Add the following:  Work under this description shall consist of moose fence and decorative wood fencing consisting of steel posts, steel tubes, perforated steel plates, stainless steel bands, wood posts, fence boards, top rail, bottom rail, trim rail, nailing rail, concrete footing, hardware, labor, and equipment for fabrication, installation and finishing as shown on Drawings.

607-2.01 MATERIALS.  Add the following:

Decorative Wood Fence			Subsection 710-2.12

- Add the following sections:

607-3.02 DECORATIVE WOOD FENCE CONSTRUCTION.

A.	Depth of pressure treated fence posts burial shall be 4’-0”.  The typical maximum distance between posts shall be 8’-0” measured on center.  The posts shall be set in 12” diameter concrete footing.

B.	Two (2) top rails layed “on flat” with all nailing rails to be set on-edge, with the top rail set 6” below the top of the posts, and the bottom rail a maximum of 3” above the finish grade.

C.	***deleted***

D.	***deleted***

E.	Fence boards shall be attached to the rails such that a uniform top elevation is achieved.  The will be fastened with two each 10d galvanized nails per board per rail.  There will be a maximum of 18 boards between posts, set vertically and on the same side of the fence.

607-3.03 PREPARATION.

A.	Contractor shall lay out new fence in accordance with Drawings and approved Shop Drawings.  Contractor shall investigate site for any grade changes, surface irregularities, and obstructions prior to installation.  Discrepancies between Drawings  and field conditions shall be addressed to the Engineer to approve proposed modifications.

607-3.04 INSTALLATION.

A.	Posts shall be plumb and level erected and evenly spaced with allowable tolerances for panel installation.  Footings and other components shall be installed as shown on Drawings.  Each fence section shall be installed to provide a continuous level top surface at the same elevation.

607-3.05 PROTECTION AND CLEANUP.

A.	Excess materials and rubbish shall be removed from job site and disposed of off-site upon completion of Work.  The Work area shall be clean and left in an acceptable condition.

607-4.01 METHOD OF MEASUREMENT.  Add the following:

Decorative Wood Fence:  Measured at the base of the fence parallel to the ground.

Moose Fence:  Measured at the base of the fence parallel to the ground.

Remove and Relocate Existing Moose Fence:  Measured at the base of the fence parallel to the ground.

607-5.01 BASIS OF PAYMENT.  Add the following pay item:

| Pay Item | Pay Unit |
| --- | --- |
| 607(7) Decorative Wood Fence | Linear Foot |
| 607(20A) Moose Fence, 10 Feet High | Linear Foot |
| 607(20B) Remove and Relocate Existing Moose Fence | Linear Foot |

(03/21/08)DOWL

SECTION 608

SIDEWALKS

Special Provisions

608-1.01 description.  Add the following:  This work also consists of constructing asphalt pathway(s) and median(s) to conform to the Plans.

608-2.01 MATERIALS.  Delete paragraph number 2 and substitute the following:

- 2.	Asphalt Sidewalk and Asphalt Pathway

Asphalt Cement, PG 52-28	subsection 702-2.01

Aggregate, Type II or III	subsection 703-2.04

Mix Design Requirements (ATM 417)

Marshall Stability, pounds, min.	1,000

Percent Voids, Total Mix	2-5

Compaction, Blows/Side	50

R47usc(01/24/07)

- 3.	Patterned Asphalt Median.  The medians will consists of stamped asphalt with the following pattern and color:

a.	Pattern.  The stamped asphalt pattern shall be the “Fieldstone” pattern as manufactured by Pattern Paving Products, 1750 Highway 160 West, Suite 101-222, Fort Mill, South Carolina 29708 (phone 1-888-434-8611), website www.paternpaving.com or an approved equal.

b.	Color.  The stamped asphalt shall have the Sandstone Half Tint color added to the asphalt mix as manufactured by Pattern Paving Products, 1750 Highway 160 West, Suite 101-222, Fort Mill, South Carolina 29708 (phone 1-888-434-8611), website www.paternpaving.com or an approved equal.

c.	Sealants shall be applied as per the manufacturer’s recommendations.

(03/21/080)DOWL

- Standard Modification

608-3.03 CURB RAMPS.  Delete subsection in its entirety and replace with the following:

Construct curb ramps according to the details and the locations shown on the Plans.  Follow the construction requirements of subsection 608-3.01.  Give the exposed concrete surface a coarse broom finish.  Install detectable warnings.  E40(01/27/07)

## Add new subsection:

608-3.04 DETECTABLE WARNINGS.  Construct detectable warnings according to the details and the locations shown on the Plans.  Install detectable warning tile by embedding tile flanges into cast in place concrete construction so there are no vertical changes in grade exceeding 0.25 inch or horizontal gaps exceeding 0.5 inch.  Align pattern on a square grid in the predominant direction of travel.  Install the same type of detectable warning tile throughout the project.  Install the following:

1.	Armor-Tile ADA-C Series tactile detectable warning tile made of composite materials, safety yellow color, slip resistant surface, full length flanges on bottom, and truncated dome pattern;

2.	Cast iron, yellow polymer soaked or black asphalt dip finish, with slip resistant surface, with handle or flange on bottom, and with truncated dome pattern; or

3.	Approved equal.

Detectable warnings shall be manufactured and installed according to the Americans with Disabilities Act Accessibility Guidelines.

Special Provisions

## Add following subsections:

608-3.05 ASPHALT PATHWAY.  Construct asphalt pathway according to subsection 608-3.02, Asphalt Sidewalks.

- Standard Modification

608-4.01 METHOD OF MEASUREMENT.  Add the following:

Asphalt Pathway.  By the ton of asphalt concrete according to Section 109, Measurement and Payment.  Asphalt cement will not be measured for payment.

608-4.01 METHOD OF MEASUREMENT.  Delete fifth paragraph beginning with “Curb Ramp” and replace with the following:

Curb Ramp.  By each installation, complete in place, including detectable warnings, ramp runs, backing curbs, flares, and landings necessary to provide a single street level access.  E40(01/27/07)

- Special Provisions

608-5.01 BASIS OF PAYMENT.  Add the following:  Asphalt cement for Asphalt Pathway will not be paid for separately, but will be subsidiary to respective pay items.

Embankment and bed course materials will be furnished, placed, and paid under Sections 203 and 301, respectively.  R47usc(05/22/07)

All materials and work related to the installation of the detectable warning tiles is subsidiary to Item 608(6) Curb Ramp.

## Add the following pay items:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 608(7) | Asphalt Pathway | Ton |
| 608(10) | Detectable Warning Tiles | Each |
| 608(18) | Patterned Asphalt, 2-inch Thick | Square Yard |

SECTION 609

curbing

609-3.01 GENERAL.  Delete second paragraph and substitute the following:  Expansion joints shall be constructed every 200 feet and as shown on Plans.  There shall be at least one expansion joint when distances between side streets are less than 200 feet.  Expansion joint material shall conform to the requirements of subsection 705-2.01.

SECTION 615

STANDARD SIGNS

Standard Modification

615-2.01 MATERIALS.  In Item 2.a Orange Background Signs, add:  Roll-Up Signs:  Use 3M series RS 24, Reflexite Marathon Orange, or approved equal (based on durability and reflectivity, as determined by the Engineer).  Use flexible signs with fluorescent reflective sheeting that is Type VI or better.  E41(01/27/07)

615-2.01 MATERIALS.  Delete the first paragraph of Item 2 including subitems a, b, and c, and replace with:

2.	Sign Fabrication.  Use Type IV reflective sheeting (for lettering, symbols, borders, and background) on sheet aluminum panels for signs except the following:

a.	Orange Background Signs:  Use either Type II or Type III orange reflective sheeting or use Type VII or Type IX fluorescent orange reflective sheeting.  For temporary installations place reflective sheeting on sheet aluminum, plastic, or plywood panels.

b.	Railroad Crossbucks and Vertical Crossbuck Supports:  Use white Type VIII or Type IX reflective sheeting for background of sign and strips.

c.	Non-Illuminated Overhead Signs with White Legends on Green Backgrounds:  Use Type IX reflective sheeting for legends and background.  Create the legend in one of the following ways:

(1)	Cut border and legend from white Type IX reflective sheeting and adhere to a green Type IX background, or

(2)	Cut stencil of border and legend out of green transparent acrylic film and use transparent adhesive to overlay the film on a white Type IX reflective background.

d.	Fluorescent Yellow-Green School Area Signs:  Use Type VIII or Type IX reflective sheeting for background.

## Add the following paragraph:

Reflective Sheeting Warranty.  Supply manufacturer’s warranty for reflective sheeting, including retention of fluorescent yellow-green (measured according to ASTM E2301) for ten years according to the following criteria:

Minimum Fluorescent Luminance Factor	YF:  20%

Minimum Total Luminance Factor		YT:  35%

The warranty shall stipulate that:  If the sheeting fails to meet the minimum fluorescence values within the first seven years from the date of fabrication, the manufacturer shall, at the manufacturer’s expense, restore the sign surface to its original effectiveness.  If the reflective sheeting fails to meet the minimum fluorescence values within the eighth through the tenth year from the date of fabrication, the manufacturer shall, at the manufacturer’s expense, provide enough new replacement sign sheeting to the Department to restore the sign surface to its original effectiveness.  E26(1/1/06)

SECTION 618

SEEDING

Special Provisions

618-1.01 DESCRIPTION.  Delete this subsection in its entirety and substitute the following:  All new or disturbed areas shown on the Plans and any other areas identified by the Engineer within the project limits shall be seeded.

This work shall consist of topsoil preparation, hydraulic application or hand broadcasting of the seed, finishing work including raking seed into the soil, fertilizing and limestone application in conformance with the Plans and Specifications.

618-2.01 MATERIALS.  Add the following to the list of materials:

### Seed Mix A	Subsection 724-2.02, Table 724-1

### Seed Mix B	Subsection 724-2.02, Table 724-2

### Seed Mix C	Subsection 724-2.02, Table 724-3

### Mulch	Subsection 727-2.01

618-3.01 SOIL PREPARATION.  Add the following:  Seed shall be applied immediately after the topsoil base preparation has been completed in accordance with Section 620 and approved by the Engineer.  Protect prepared base from damage and prevent erosion if seeding season limitations prohibit application of seed.

618-3.02 SEEDING SEASONS.  Add the following:  If the ground is frozen when work is completed, seeding for slope stabilization shall occur no later than June 15 of the following growing season.  Temporary measures noted in Section 641 must be used to deter and contain erosion and sedimentation until vegetation is sufficient to do so.  Remedial measures must be used if vegetation does not establish to at least 50% cover by July 15 and 75% cover by August 15 of the second growing season.

618-3.03 APPLICATION.  Add the following as subparagraph e) to subsection 1) Hydraulic Method:  Seed, mulch and fertilizer for seeding shall be applied adhering to the application rates shown in the following table.

Item	Application Rate (per acre)

Seed Mix A, B, C	As Specified

Mulch	3770 lbs

Fertilizer (16-16-16)	870 lbs

Prior to applying Seed Mix B with the hydraulic method, the tank shall be thoroughly flushed, cleaned and drained to prevent seeds of species that are not part of Seed Mix B from contaminating Seed Mix B, the wildflower seed mix.  The Engineer shall have the authority for inspection.

618-3.04 PLANT ESTABLISHMENT AND MAINTENANCE.

- Add the following:

Fertilizing.  Fertilizer shall be reapplied with water twice between May 31 and September 1 at a rate of one-half the initial application to all seeded areas, as shown on Plans, during the maintenance period.

Fertilizer shall be reapplied once between May 15 and June 15 at a rate of one-half the initial application to all seeded areas, as shown on the Plans, during the maintenance period.

- Watering during establishment.  Contractor shall ensure that the seeded areas stay moist during germination and seedling establishment (as defined by the grass plants attaining a height of approximately 3 inches).  The Contractor shall be prepared to water the seeded areas 3 times a day if weather conditions warrant it, until seedlings have become established.

- If the Contractor fails to apply adequate moisture during the germination period for 4 consecutive days, or after 2 notices without immediate response, the Engineer may declare all affected seeding unacceptable.  The Contractor will be required to reseed areas that have not been kept moist.

- Mowing.  To control successional growth of voluntary species all seeded areas with Seed Mix A, B, an C shall be mowed once at the end of the growing season after October 1st when plants are dormant.

Maintenance period.  One full growing season shall be defined as the period between May 1 and September 30 for the purpose of this Contract.  Seeding will only be accepted as fully complete for maintenance requirement purposes, no partial acceptance will be given.

For roadsides and other areas the maintenance period shall be 90 days following their acceptance.  This period shall fall within the time defined for growing seasons.

If by July 15 of the first growing season after seeding, less than 70% cover has been achieved in the bioswale, the Contractor shall immediately implement a remedial revegetation plan and provide a copy of it to the Engineer, so that it can be coordinated with the Corps, as per the Section 404 permit requirements.

The Contractor shall repair any damage to all seeded areas within their respective maintenance periods upon request by the Engineer.

618-4.01 METHOD OF MEASUREMENT.  Delete full paragraph and substitute the following:  Seeding with Seed Mix A, B, C, shall be measured by the pound.  Measurement by the pound shall be the number of pounds of seed (Dry Measure) for Seed Mix A, B, and C accepted in place.

The amount of mulch, fertilizer, limestone, and water for maintenance in this work, including any required reseeding, will be subsidiary to Pay Items 618(2A-2C) and shall not be measured separately for payment.

The work described under subsection 618-3.01 Soil Preparation shall not be measured but will be subsidiary to Items 618(2A-2C).

Maintenance for seeded areas will not be measured separately, but shall be subsidiary to Items 618(2A-2C).

618-5.01 BASIS OF PAYMENT.  Add the following:

Partial payments of up to 90 percent of full amount may be authorized for seeded areas with 90-day maintenance period requirement at the time of acceptance.  The balance shall be paid at the completion of the maintenance period.

## Add the following pay items:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 618(1A) | Seeding, Schedule A | Acre |
| 618(1B) | Seeding, Schedule B | Acre |
| 618(1C) | Seeding, Schedule C | Acre |

(03/21/08)DOWL

## SECTION 619

## SOIL STABILIZATION

#### Replace  Section 619 with the following:

#### 619-1.01 DESCRIPTION.  Furnish, place, and maintain mulch, matting, or compost blanket material where shown on the Plans. Compost blanket shall be applied to a sloped soil surface to reduce erosion for long term stabilization riparian buffer areas.

#### 619-2.01 MATERIALS. Use materials that conform to the following:

Mulch 	Subsection 727-2.01

Matting	Subsection 727-2.02

Staples	Subsection 727-2.03

Compost Blanket	Subsection 727-2.04

## CONSTRUCTION REQUIREMENTS

#### 619-3.01 SURFACE PREPARATION.  Smooth the surface and backfill all gullies and potholes before application.

Remove all sticks and other foreign material that prevent contact of the straw matting or compost blanket and surface.

Ensure the surface is moist at the time of application.

619-3.02 APPLICATION.  Apply compost blanket to soil surface no steeper than 2H:1V in a uniform thickness of 2 inches minimum. The compost may be distributed by hand using a hand shovel, spreader unit, or pneumatic blower.  Project compost directly at soil surface, thereby preventing water from moving between the soil-compost interface.  Where applicable, the compost blanket shall extend at least 3 feet over the shoulder of the slope. Use compost on areas that only have sheet flow drainage patterns. Do not use compost as mulch on areas that receive concentrated flows. Avoid very coarse compost if the slope is to be landscaped or seeded as it will make planting and vegetation establishment more difficult. Slightly roughen (scarify) slopes and remove large clods, rocks, stumps, roots larger than two (2) inches in diameter and debris on slopes where vegetation is to be established. Where it is practical, track (compact) perpendicular to contours on the slope using a bulldozer before applying the compost. On highly unstable soils, use compost in conjunction with appropriate structural and diversion measures.

Use only well-composted product that contains no substances toxic plants where planting; immediate grass, wildflower, or ornamental planting. Dry or hydraulic seeding may be completed following compost application, as required or during the compost application itself, where a pneumatic unit is used to apply the compost. Do not use vehicles or equipment which cause rutting or displacement of the subgrade or compost blanket.

#### Staple matting every five 5 feet at joints and edges or as recommended by the manufacturer.

#### 619-3.03 MAINTENANCE.  Compost blanket shall be checked after each major rainfall. Reshape and reseed any damaged areas and repair the straw matting or compost blanket as required.

Maintain the mulch, matting and compost blanket until all work on the project is complete and accepted.

#### 619-4.01 METHOD OF MEASUREMENT.  ***deleted***

Add the following:  Preparation of slopes as described above shall be subsidiary to Item 619(3) Compost Blanket (2 Inch Depth).

Measurement shall be made on the slope of the ground surface, per section 109.

Furnishing and installing mulch shall be subsidiary to Pay Items 621 (1A-1G) and 621(2C-2D).

619-5.01 BASIS OF PAYMENT.  Payment includes full compensation for loading, hauling, stockpiling, placing, materials, labor, tools, equipment, maintenance, and other materials, labor, equipment, tools, supplies, transportation, water, repair, and incidentals necessary to fulfill the requirements of the pay item in accordance with the Plans, the Specifications.

Payment will be made under:

Pay Item	Pay Unit

619(2) Matting	Square Yard

619(3) Compost Blanket (2 Inch Depth)	Square Yard

***deleted***

this page left intentionally blank

SECTION 621

PLANTING TREES AND SHRUBS

- Special Provisions

621-1.01 DESCRIPTION.  Delete this subsection in its entirety and substitute the following: This work shall consist of collecting, furnishing, planting, transplanting and maintaining Trees, Shrubs, and other plants on prepared areas as shown and scheduled on the Plans.

This work shall also include preparation of planting beds including furnishing and installing shredded bark mulch, rock mulch, and Aluminum Landscape Edging as shown on the Plans.

- Add the following subsection:

621-1.02 QUALIFICATIONS FOR LANDSCAPE CONTRACTOR.  The Contractor shall provide documentation which verifies the experience of the Landscape Contractor performing the work described in this section and maintaining landscaping projects comparable in scope, materials and diversity in three (3) construction projects and one (1) maintenance project within the last five (5) years prior to the bid date of this project.  This experience shall only include projects from cold climate states or provinces and three (3) shall be from South-central Alaska.  The Contractor shall demonstrate experience in landscape installation, tree, and shrub planting and transplanting

- Add the following subsection:

621-1.04 SUBMITTALS.  The Landscape Contractor performing the work shall meet the following minimum requirements and shall submit the necessary documentation to show compliance to the Engineer for review and approval:

- Project Experience:  Documentation shall be submitted prior to beginning of work that lists three (3) construction and (1) maintenance projects completed by the Landscape Contractor under the same company name that are similar in scope, landscape materials, plant materials, methods of installation and maintenance to the project in the Plans and Specifications.  The list shall include at a minimum the dates, type, description and amount of work performed and the name and telephone number of a contact person at the agency or entity for which the work was performed.

- Personnel:  A list of proposed key personnel including the name of the superintendent and his assistant(s) who will direct the actual installation shall be submitted to the Engineer prior to landscaping work.  The list of personnel shall be accompanied with a resume from the superintendent and his assistant(s).  The superintendent shall be assigned full time to this project during installation.

The superintendent and his assistant shall have a minimum of five (5) years experience in directing landscape projects prior to the bid date of this project three (3)

of which shall have been in Alaska.  The resumes shall include the following information and demonstrate compliance with any requirements requested:

- Number of years of continuous relevant experience in landscaping projects.  Significant projects shall be listed in the resume.

- Recent relevant landscaping, vegetation restoration,  including project description, date of work, individual’s role on the project, and one reference for each project.

The Engineer shall have the right to approve or reject the personnel based on the qualifications as submitted.  Upon approval, the Landscape Contractor, the superintendent and his assistant(s) shall be authorized to work on this project.  The Engineer may suspend work if the Contractor substitutes unauthorized Landscape Contractor for authorized Landscape Contractor or unauthorized personnel for authorized personnel during construction without approval.  If work is suspended due to such substitutions the Contractor shall be fully liable for additional costs resulting from the suspension of work and no adjustments in Contract time resulting from suspension of work shall be allowed.

621-2.01 PLANT STOCK.  Delete this subsection in its entirety and substitute the following:  All plants shall be true to type and name in accordance with the current edition of Standardized Plant Names, American Joint Committee on Horticultural Nomenclature, except that plant species which are scheduled, but not included in the current edition of Standardized Plant Names, shall be certified by a botanist.  Each bundle, flat, or plant if not bundled, shall be labeled with the scientific name.

Variety and species shall be as scheduled on the Plans.  All trees and shrubs shall be typical of the species or variety and shall, unless otherwise specified, conform to the American Standard for Nursery Stock (ANSI Z60.1-2004) of the American Association of Nurserymen (AAN) for type and grade.  Plant stock having severely damaged bark or trunks, broken leaders or main branches, severed main roots, or evidence of disease or injurious insects will be rejected.  Bare root trees and shrubs will also be rejected.

1.	Nursery Stock.

a.	Trees and shrubs furnished from a nursery shall have a fibrous compact root system suitable for the various species and sizes called for on the plans.

- Container-grown plants shall be healthy, vigorous, well rooted and established in the container in which they are furnished.  Root mass shall retain its shape and hold together when removed from the container without being root-bound.

2.	Balled and Burlapped Plants.

a.	The diameter and depths of balls on balled and burlapped Trees and Shrubs shall be in accordance with ANSI Z60.1-2004.

- All balled and burlapped Trees and Shrubs shall be furnished with a firm ball of earth from the original and undisturbed soil in which the plant was growing.  The ball shall be wrapped with burlap or similar approved material and tightly laced to hold the ball firm and intact.  Any balled and burlapped designated plant material arriving at the planting site with broken or loose balls or of manufactured earth will be rejected.

- All plants found to be rootbound by the determination of the Engineer will be rejected.

3.	Substitutions.  No substitutions of plant stock will be permitted without written approval of the Engineer.  Request for substitutions for Trees and Shrubs shall be submitted in writing six (6) months prior to installation.

4.	Storage and Packing.  All plant material shall be handled and packed in accordance with good nursery practices as required by soil and climatic conditions.  Plants that show signs of improper storage or handling will be rejected.

5.	Inspection.

a.	All planting stock shall be available for inspection in the nursery or collection field before it is dug.  The contractor shall furnish complete and detailed information concerning the source of supply for each item of plant materials not less than 14 working days in advance of digging operations.

b.	Final inspection and acceptance for size of rootball, color, absence of defects, and for other requirements will be made at the planting site by the Engineer prior to placing the plants in their permanent positions.

c.	Plant material installed prior to acceptance by the Engineer will be removed, inspected and reinstalled if found acceptable.

621-2.02 FERTILIZER.  Add the following: Fertilizer shall be delivered in moisture-proof containers marked with weight and manufacturer’s guaranteed analysis showing proportions of the chemical ingredients of nitrogen, phosphoric acid, and potassium within a tolerance of +/- 2 percent.  A slow release fertilizer 8-32-16 (N-P-K) shall be used with all Trees, Shrubs, early in the first full growing season following installation.  Fertilizer shall be applied at a rate determined by the Engineer, as described in Section 726, and based on the soil analysis tests provided by the Contractor for the topsoil used for this project.  The fertilizer tablets shall be placed near the root zone in accordance with the fertilizer manufacturer’s instructions.  Fertilizer shall be well-watered in immediately after application.

621-2.03 LIMESTONE.  Add the following: Limestone shall be applied at a rate determined by the Engineer, as described in Subsection 726, in Table 726-1, and based on the soil analysis tests provided by the Contractor for the topsoil used for this project.

621-2.06 STAKES.  Add the following:  Stakes shall be installed as shown on Plans.

621-2.07 TREE WOUND DRESSING.  Delete this subsection in its entirety.

- Add the following subsection:

621-2.08 TEMPORARY PROTECTION FOR PLANT MATERIAL.  Contractor shall apply approved spray-applied moose repellent for seasonal protection of plant material against moose browse damage.

621-3.02 ADVANCE PREPARATION AND CLEANUP.  Add the following:  Areas which receive group plantings shall be laid out as shown on Plans.  Contractor shall mark these areas individually with flags, or other approved methods to delineate between planting areas.  Engineer shall approve the shape, size, location and general layout of planting areas before the work may proceed.

Contractor shall stake or mark with other approved methods the location of individual trees within each planting area for approval by the Engineer.

621-3.03 PLANTING.  Delete Items 1 and 2 and substitute the following:

1.	Plant Season.

a.	Locally grown:  Locally grown native species of trees and shrubs shall be planted between June 1 and September 15.  Trees and shrubs shall be fully leafed out prior to planting.

b.	Imported: Imported nursery grown plants shall be handled in accordance with nursery recommendations.  Plants imported from out of state shall be planted between May 15 and August 1.

2.	Excavation.

a.	Topsoil shall be kept separate from subsoil and shall be rendered loose and friable.  Any material detrimental to plant growth shall be separated and disposed at approved locations.

b.	Planting pits for trees and shrubs shall be in accordance with the details shown on the Plans.

Delete paragraphs (c.) and (d.)

- Pruning.  Delete the last two sentences of paragraph b in their entirety.

- ***deleted***

- Placing Plants.

Add the following to paragraph a:  Trees and Shrubs shall be planted as shown on the Plans and as directed on site by the Engineer.

Delete paragraph b and substitute the following: Balled and burlapped plants, plants in wire baskets or containers shall be handled by the earth ball, container, or basket and not by the plant itself.  Wire baskets, and burlap shall be clipped and laid flat on the bottom of the planting pit as indicated on the Plans.  Containers shall be removed from the site.  The Engineer may reject any plants whose rootballs collapse during planting

- Backfilling.  Delete in its entirety and substitute the following:

Hold plants upright during the backfilling operation.  Backfill around the roots and lightly compact the soil to eliminate air pockets.  Avoid damaging roots.  When the backfilling is 1/3 complete, wire baskets and burlap shall be clipped from around the root ball and removed.  The engineer may reject any plants where root balls collapse during planting.  Add water while placing backfill, allowing the soil to soak up the water.  When backfilling is complete, build a watering dish approximately 3 inches high around the outer edge of the planting area to facilitate watering.  Remove berm after one growing season.

7.	Wrapping.  Delete this paragraph in its entirety.

- Staking and Guying.  Delete in its entirety.

Do not use wire for staking or guying.  Stake trees as required by engineer and wind conditions.  Use at least two 2x2 wooden stakes driven approximately three feet into the ground outside of root ball.  Tie trees securely to stakes at one third of tree height with broad ties of soft flexible material.  Do not use wire or cable.  Cut off stakes four inches above the tie.  Remove the ties after one full growing season.

- Add the following subsection:

9.	Certified Arborist.  The Contractor shall retain the services of an arborist certified by the International Society of Arboriculture or the American Association of

Nurserymen whose experience and qualifications are acceptable to the Engineer.  The arborist’s resume shall be submitted at least 10 calendar days before the delivery of plant material.  The certified arborist shall oversee quality assurance of trees, their installation and shall inspect trees for health and vigor.  Specifically, the arborist shall be responsible to carry out the following:

The certified arborist shall inspect plants for health and vigor prior to installation, to assure the requirements of Section 621-2.01 for plant stock, including that the materials are disease free, free of wounds, broken branches, double leaders, co-dominant trunks, or other defects.  Plants that do not meet the standards will be rejected prior to installation.  The certified arborist shall also be responsible for the following:

  - Inspect the tree planting process to assure that planting techniques meet the specifications of the Contract documents and match standard industry practices.

  - Inspect the plantings after installation is complete to assure that they are ready to be accepted by the Engineer.

c.	Inspect plantings twice during the growing season during Plant Establishment Period for any needed maintenance, such as watering, pruning, or removal of dead, dying, or untreatable diseased trees.

621-3.04 PERIOD OF ESTABLISHMENT.  Delete the first sentence and substitute the following:  Period of establishment shall extend for one (1) full growing season after acceptance of all work described in this section and under Sections 618 and 620.

One full growing season shall be defined as the period between May 1 and September 30 for the purpose of this Contract.  The work under Section 621 will only be accepted as fully complete for period of establishment requirement purposes, no partial acceptance will be given.  The full growing season period of establishment starts on May 1 after the acceptance of the work as complete.  Partial growing seasons will not be counted against the one full growing season requirement.

621-3.05 CLEANUP.  Add the following: Planted Trees, Shrubs, shall be kept clean of litter and garbage.

621-3.06 PLANT REPLACEMENTS.  Delete the last sentence and substitute the following:  Plants shall be replaced following the same details and specifications as used in the original plans.  Plants which are dead or dying shall be replaced immediately during the months of June through September.  Plants dead at the end of the growing season shall be replaced at the beginning of the following season.

621-3.07 MAINTENANCE.  Delete the paragraph and substitute with the following:  Maintenance includes the care of all Trees and Shrubs during the period of establishment, including the non-growing season.  Specific work includes watering, pruning, weeding, pest control, and protection of planted areas.  At the beginning and end of each growing season, the Engineer and Contractor shall undertake a joint inspection to review conditions and document any changes in maintenance or acceptance of plantings.

1.	Watering.  The Contractor shall water all trees and shrubs to maintain the plants in a healthy, vigorous growing condition.  The root zone of plants shall be kept moist at all times.

2.	Disease Control.  The Contractor shall apply pesticides, insecticides, or other disease-control methods as necessary to maintain plant health.  Permission of the Engineer and appropriate permits for the application of insecticides from the Alaska Department of Environmental Conservation must be obtained prior to the application of any regulated products.

3.	Pruning.  All pruning shall be performed by a qualified arborist and shall comply with ANSI Z133.1 and conform to ANSI A300-2001.  Prune all plant materials, with appropriate pruning techniques, to remove dead or dying wood and to improve the shape and or vigor of the plants.  Cuts shall not be painted.  Pruning of flowering trees shall be scheduled to occur right after flowers drop off or decay.  Damaged trees or those that constitute health or safety hazards shall be pruned as directed by the Owner’s Representative at any time of the year.  Evergreens are not to be pruned without the approval of the Engineer.

4.	Fertilizing.  Trees and Shrubs shall receive an application of fertilizer in accordance with Section 621-2.02 Fertilizer.  The application shall occur between May 15 and June 15 of each growing season following planting.  The fertilizer tablets shall be placed near the root zone in accordance with the fertilizer manufacturer’s instructions.  Fertilizer shall be watered well immediately after application.  The Contractor shall notify the Engineer in writing four working days prior to applying any fertilizers.  Written notice shall state the time and location of fertilizer application.

TABLE 621-1
MAINTENANCE FERTILIZER SCHEDULE

Plant Type			Fertilizer		Application Rate

Coniferous Trees		8-32-16		1/3 lb for each 1 inch of Caliper

Deciduous Trees		8-32-16		1/3 lb for each 1 inch of Caliper

Shrubs and Ground Cover	8-32-16		7 lbs per 1,000 square feet.

Setting and Protecting Plants

Contractor shall protect trees indicated on the plans as “existing.”  Contractor shall disturb not more than 1/3 of the root system.  Contractor shall temporarily brace the tree trunk in place until the root system is backfilled.  Contractor shall thoroughly water exposed root systems and cover them with a waterproof sheet until backfilled.  Contractor shall ensure bark, branches, roots, and balls of plants are adequately protected at all times from damage including sun, drying winds, and frost.  Contractor shall set balled and burlapped plants, which are not planted immediately upon delivery, on the ground and protect them with soil, moist shredded bark, mulch, or other acceptable material.

- Add the following subsection:

621-3.08 TEMPORARY PROTECTION FOR PLANT MATERIAL.  Apply approved moose repellent after the trees have been installed.

Spray repellent at the end of the growing season no later than October 5.  Continue spray maintenance until the next growing season.

Conduct periodic visual inspections and re-spray immediately if damage due to moose, other wildlife or vandalism occurs.

621-4.01 METHOD OF MEASUREMENT.  Delete this entire subsection and substitute the following: Measurement of new or transplanted Trees and Shrubs , Pay Items 621(1A-1G) and 621(2C-2D), shall be by the actual number planted and maintained in accordance with the Plans and Specifications, and as accepted by the Engineer.

Furnishing and installing shredded bark mulch, additional topsoil backfill mix, fertilizing, temporary protection for plant material (spray), ***deleted***, disposal of unsuitable and surplus material, water for maintenance used and all work required during the two full growing season period of establishment shall not be paid for separately, but shall be subsidiary to Pay Items 621(1A-1G) and 621(2C-2D).

Transportation, excavation, equipment, and labor for placement shall not be measured separately, but shall be subsidiary to Pay Items 621.

621-5.01 BASIS OF PAYMENT.  Delete second sentence.  Add the following:  Partial payments of up to 80 percent of full amount may be authorized for Items 621(1A-1G) and 621(2C-2D) at the time of acceptance.  The balance shall be paid during the period of establishment with one final payment of min 10 percent of the full amount paid at the completion of the period of establishment.

- Add the following Pay Items:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 621(1A) | Tree, (Betula Papyrifera (Single-Stem) - 2.5”Cal.) | Each |
| 621(1B) | Tree, (Betula Papyrifera (Multi-Stem) - 2.5”Cal.) | Each |
| 621(1C) | Tree,(Picea Glauca ‘Densata’ – 6’ Ht.) | Each |
| 621(1D) | Tree, (Pyrus Ussuriensis – 2.5” Cal.) | Each |
| 621(1E) | Tree, (Prunus Virginiana ‘Canada Red’ – 2” Cal.) | Each |
| 621(1F) | Tree, (Populus Tremula ‘Erecta – 2” Cal.) | Each |
| 621(1G) | Tree, (Populus Tremuloides – 2” Cal.) | Each |
|  | ***deleted*** |  |
|  | ***deleted*** |  |
| 621(2C) | Shrub, (Syringa Prestoniae ‘Donald Wyman’) | Each |
| 621(2D) | Shrub, (Syringa Prestoniae ‘Nocturne’) | Each |
|  | ***deleted*** |  |

SECTION 626

SANITARY SEWER SYSTEM

Special Provision

626-1.01 DESCRIPTION.  Add the following:

Disconnect/Reconnect Existing Connections:  Additionally, the Work includes, but is not limited to, the disconnection of existing AWWU sewer customers presently served by the affected mains, the removal or abandonment of existing sewer services where required, and the reconnection of existing customers to the new sewer service lines.

Notify the Engineer and affected property owners 48 hours before interruption of sanitary sewer service.  Provide temporary service during the period of interruption.

If construction activities are to occur in areas other than existing easements and temporary construction permit areas, the Contractor shall secure a written Access Permit from the affected property owner before beginning construction.  Such permission shall hold the Municipality of Anchorage, AWWU, and its agents harmless from damage and claims sustained by the Contractors operations within the permit area.  The Contractor shall supply a copy to AWWU before starting work in the affected areas.

The Contractor shall obtain the required sanitary sewer connect permits for service disconnections and reconnections.  However, AWWU will issue the connect permits at no cost to the Contractor.

Maintain Sanitary Sewer Service:  Temporary pumping system, capable of accommodating the peak wastewater flow, provides to ensure uninterrupted sewer service.  The Contractor shall be responsible for ensuring that flows are properly accommodated.  The Contractor shall be liable for damages that result from sewage flows not properly maintained during the progress of the work.  The Contractor shall furnish, install, and operate pumps, plugs, conduits, and other equipment to divert the flow of sewage around pipeline reaches in which work is to be performed.

626-2.01 MATERIALS.  Delete this article in its entirety and replace with the following:

Gravity Sanitary Sewer Service Connects:  Construct with the following materials:

A.	Ductile iron with "Tyton" joints.

Insulate gravity services with less than 5-1/2' of cover with R-20 rigid board insulation.

Construct gravity sewer services, connection to main with an Inland Foundry Company IFCO 1068 saddle or equal and secure with a double strap or a single stainless steel band of 2-1/2" or more in width.  Use double strap saddles for sanitary sewer service connections 6 inches and larger in diameter.

Use pipes with 4 inches in diameter or match the existing service connection, whichever is greater.  Unless noted otherwise on the Contract Drawings or directed by the Engineer, construct sewer service connections according to the drawings.

- Complete Temporary Pumping system:

A.	Plugs.  Use the plugs so designed that any portion of the sewage can be released.  Provide plugs with a tag line.

B.	Pumping Systems.  Pump systems with sufficient capacity to handle existing flow plus additional flow that may occur during a rainstorm.  If pumping is required on a 24-hour basis, equip engines in a manner to keep noise to a minimum.  Provide a primary bypass pump in good working order and reliable or provide a standby pump of the same equal capacity that is connected into the bypass piping system and immediately ready for operation.

C.	Conduits.  Provide watertight spare hoses, piping, and fittings of sufficient capacity and pressure rating to accomplish required flow diversion.

626-3.01 CONSTRUCTION REQUIREMENTS.  Add the following:  Construction of MOA sanitary sewer and appurtenances shall conform to the requirements of the 1994 edition of the Municipality of Anchorage Standard Specifications (MASS), Section 50 and details included in the Plans.

Pipe Grade and Alignment.  Add the following paragraph to MASS Article 50.2.3.b: Stagger the joints for the sanitary sewer pipe such that no joint shall be closer than nine feet from the centerline crossing of the water and sewer pipes.  In addition, the vertical separation between the water and sewer pipes shall be 18” minimum.

Pipe Laying.  Add the following two paragraphs in between the fourth and fifth paragraph of MASS Article 50.2.3.c: Take precaution to not allow sewage to enter the new sewer line until it has been inspected, tested, and accepted for operation and maintenance by the Anchorage Water and Wastewater Utility or AWWU’s representative.  The Contractor may request inspections, testing and acceptance of the project be done in incremental segments to facilitate maintaining wastewater flows.  An incremental segment is defined as a completed mainline run with completed manholes at both ends.

Install ductile iron pipe and fittings with one layer of polyethylene encasement.

- Add the following:

Connection to Existing Sewer Main:  Provide operations pertaining to properly connecting the new main to the existing asbestos cement (AC) or ductile iron (DI) sewer main.  Remove excess AC or DI pipe in order to make the connection.

Existing sewer main is to be cut to receive the new sewer main.  Use Romac clamp or approved when connecting between the two pipes.

Disconnect/Reconnect Existing Connections:  For current AWWU customers affected by the new sewer mains, disconnect and reconnect the existing sewer service while maintaining the existing sewer service line grade.  Provide necessary fittings, adapters, pipe, and other appurtenances to make a complete functioning system.

Notify the Engineer and the property owner 48 hours before any interruption of sewer service.  Provide temporary service during the period of interruption.

The actual location, type, and size of the existing sewer service may vary from that shown on the Drawings.  Use whatever reasonable means or methods necessary to determine the actual location of the sewer service before beginning excavation.  Information provided in the Plans and Specifications has been taken from maintenance records, record drawings, or field survey, and represents AWWU's best indication of the services location, type, and size.

The disconnection, new service materials, and reconnection of the existing sewer service shall be according to this specification and according to the most recent version of the AWWU Design and Construction Practices Manual.  Construct the sewer service connection in a straight run to the main whenever possible.  If bends are required to install the service connection, install bends less then 45 degrees so that cleanouts are not required in the new section.  Install pipe used in the new sewer service connection extension so that deflections in pipe joints do not exceed 80 percent of the manufacturer’s recommended maximum deflection.  Install the new sewer service modification or extension pipe with the same diameter as the pipe being modified or extended.

The removal and disposal of existing service piping and connection appurtenances encountered in the excavation is incidental to this work.

Encase ductile iron pipe and/or cast iron pipe in 1 layer of polyethylene encasement according to MASS Section 50.13 Polyethylene Encasement.

Insulate service lines less than 5.5 feet in depth from the property line to 2 feet past the new sanitary sewer main.

Restore surface areas disturbed or damaged by the installation of sewer service lines, or other related construction activities of the Contractor to original condition.  Replace surfacing or cover material with new material in kind.

Carefully remove and replace manmade objects or improvements that conflict with the installation of the service lines to original condition and original location at the completion of the Work.  The restorations of manmade objects or improvements for a given lot, including landscaping, are considered incidental to the Contract, and no separate payment shall be made for this Work.  Compaction of the sewer service trench is incidental to the Contract, and no separate payment shall be made for this Work.

- Maintain Sanitary Sewer Service:

A.	Pumping Systems.  Pump in such a manner not to damage public or private property or create a nuisance or health menace.

B.	Conduits.  Enclose the pumped sewage in a hose or pipe and reinsert into the sanitary sewer system.  Do not allow sewage to free flow in gutters, streets, streams, or over sidewalks, nor allow to flow into storm inlets or conduits.  After the work has been completed, restore normal flow.

C.	Flow Control Precautions.  When flow in a sewer line is plugged, blocked, or bypassed; take sufficient precautions to protect the sewer lines from damage that might result from sewer surcharging.  Take further precautions to ensure that sewer flow control operations do not cause flooding or damage to public or private property being served by the sewers involved.

Cleanup Wastewater.  Pay fines, penalties or other damages that are the result of spilled wastewater caused by the Contractor’s flow control operations.

D.	Full-Time Pump Monitoring.  Provide full-time, 24-hour monitoring and observation of the bypass pump when bypass pumping is occurring.

- Abandon Existing Sanitary Sewer Main:

- The Contractor shall provide operations necessary to abandon (plug and fill) existing sanitary sewer main where indicated in the drawings.  This includes completely filling abandoned pipe with sand slurry and the installation of end caps.

- Sand slurry consists of a water and sand mixture with an approximate ratio 7 gallons of water per cubic foot of sand.  Sand may consist of native material with particle size distribution such that 100 percent of the material passes the No. 4 U.S. Standard Sieve and contains no lumps, frozen material, organic matter, or other deleterious material.

- Wherever existing pipe is to be abandoned in place, the Contractor shall empty the line of water, fill the pipe with sand slurry, and plug the ends.  The Contractor shall demonstrate the entire pipe to be abandoned has been filled before the installation of end caps.  Validation shall include placement of a predetermined volume of sand slurry into the pipe to be abandoned.

- Wherever an existing manhole is to be abandoned in place, the Contractor shall remove the cone section, adjust rings, and frame and gutter, empty the manhole of water, and fill the manhole with sand slurry.  The Contractor shall demonstrate the entire manhole to be abandoned has been filled before backfill over the manhole.  Validation shall include placement of a predetermined volume of sand slurry into the manhole to be abandoned.

- In the event the pipeline to be abandoned is cracked or crushed, the Contractor shall evacuate to the next joint of pipe and install the plug.  Crushed pipe sections or portions thereof shall be removed and disposed of by the Contractor.

626-4.01 METHOD OF MEASUREMENT.  Add the following:  Removal and delivery of non-serviceable portions of removed pipe, and fittings at a Contractor-furnished disposal site are incidental to the bid item under construction.

Disconnect/Reconnect Existing Connections:  Measure each sanitary sewer service connect as a completed unit in place, without regard to length, and includes, when applicable, connection to existing service at edge of right-of-way.  Measurement for disconnection and reconnection of existing sewer services shall be per service connection.

Maintain Sanitary Sewer Service:  By lump sum and includes work associated with maintaining existing sewage flows in the project limits.  This includes, but is not limited to, the installation and operation of temporary pumping equipment, construction of temporary bypasses, sewage hauling charges, and clean-up costs associated with Contractor-caused damage from sewage backup.

Abandon Existing Sanitary Sewer Main:  By lump sum and includes cutting of existing pipe, filling abandoned line with sand slurry, properly plugging both ends of pipe, labor, removal and disposal of AC and other pipe, and all other materials needed.

626-5.01 BASIS OF PAYMENT.  Add the following pay item:

| Pay Item | Pay Unit |
| --- | --- |
| 626(4) Maintain Sanitary Sewer Service | Lump Sum |
| 626(5) Abandon Existing Sanitary Sewer Main | Lump Sum |

SECTION 627

WATER SYSTEM

- Add the following section:

627-3.08 ABANDON EXISTING WATER MAIN.

- Provide operations necessary to abandon (plug and fill) existing water main where indicated in the drawings.  This includes completely filling abandoned pipe with sand slurry, the installation of end caps, and the removal of key boxes.

- Sand slurry consists of a water and sand mixture with an approximate ratio of 7 gallons of water per cubic foot of sand.  Sand may consist of native material with particle size distribution such that 100 percent of the material passes the No. 4 U.S. Standard Sieve and contains no lumps, frozen material, organic matter, or other deleterious material.

- Wherever existing pipe is to be abandoned in place, the Contractor shall empty the line of water, fill the pipe with sand slurry, and plug the ends.  Demonstrate the entire pipe to be abandoned has been filled before the installation of end caps.  Validation shall include placement of a predetermined volume of sand slurry into the pipe to be abandoned.

- In the event the pipeline to be abandoned is cracked or crushed, the Contractor shall evacuate to the next joint of pipe and install the plug.  Crushed pipe sections or portions thereof shall be removed and disposed of by the Contractor.

    - METHOD OF MEASUREMENT.  Add the following:

Abandon Existing Water Main:  By lump sum and includes cutting of existing pipe, filling abandoned line with sand slurry, properly plugging both ends of pipe, removal of key boxes, labor, removal and disposal of DI and other pipe, and all other materials needed.

    - BASIS OF PAYMENT.  Add the following pay item:

| Pay Item | Pay Unit |
| --- | --- |
| 627(23) Abandon Existing Water Main | Lump Sum |

Delete this section in its entirety and substitute the following:

SECTION 639

DRIVEWAYS

Special Provisions

639-1.01 DESCRIPTION.  Construct approaches, residential or commercial driveways at the locations shown in the Plans.

639-2.01 MATERIALS.  Use materials that conform to the standards for the main roadway.

639-3.01 CONSTRUCTION.  Construct driveways and approaches to the dimensions shown on the Plans.

639-4.01 METHOD OF MEASUREMENT.  By the number of driveways and approaches constructed as shown on the Plans or as directed.  Pavement removal and excavation required beyond the limits of the adjacent mainline will be subsidiary.

639-5.01 BASIS OF PAYMENT.  At the contract unit price shown in the bid schedule.  The contract unit price for driveways and approaches shall be full compensation for furnishing equipment and labor necessary to complete the work as specified.

Materials required to construct driveways and approaches will be paid for separately under the respective items listed in the bid schedule.

Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 items.  R58M98(05/09/02)

Payment will be made under:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 639(6) | Approach | Each |

- Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION, SEDIMENT, AND POLLUTION CONTROL

641-1.01 DESCRIPTION.  Plan, provide, inspect, and maintain control of erosion, sedimentation, water pollution, and hazardous materials contamination.

Utilities will be relocated by others concurrently with the construction of this project.  A Utility company performing ground disturbing activity on the project shall be identified in the SWPPP.  The Contractor will be responsible for controlling sediment and erosion and stabilizing areas disturbed during underground utility relocation.

641-1.02 DEFINITIONS.

1.	BMP (Best Management Practices).  A wide range of project management practices, schedules, activities, or prohibition of practices, that when used alone or in combination, prevent or reduce erosion, sedimentation, and/or pollution of adjacent water bodies and wetlands.  BMP include temporary or permanent structural and nonstructural devices and practices.  Common BMP can be found on the EPA website:  National Menu of Storm Water Best Management Practices.  [www.epa.gov/npdes/stormwater/menuofbmps]

2.	ESCP (Erosion and Sediment Control Plan).  The ESCP is a project specific document that illustrates measures to control erosion and sediment problems on a project.  The ESCP normally consists of a general narrative and a map or site plan.  It is developed by the Department and included in the project plans and specifications.  It serves as a resource for bid estimation and a framework from which the Contractor develops the project SWPPP.

3.	Final Stabilization.  A point in time when ground-disturbing activities are complete and permanent erosion and sediment controls are established and functional.  The stabilized site is protected from erosive forces of raindrop impact and water flow.  Typically, unpaved areas except graveled shoulders, crushed aggregate base course, or other areas not covered by permanent structures are protected by either a uniform blanket of perennial vegetation (at least 70 percent cover density) or equivalent permanent stabilization measures such as riprap, gabions or geotextiles.

4.	HMCP (Hazardous Material Control Plan).  The Contractor's detailed plan for prevention of pollution that stems from the use, containment, cleanup, and disposal of hazardous material, including petroleum products generated by construction activities and equipment.

5.	eNOI.  Electronic Notice of Intent to begin construction activities under the NPDES General Permit.  Use EPA Form 3510-9 found at www.epa.gov/npdes/stormwater/enoi.

6.	eNOT.  Electronic Notice of Termination of coverage under the NPDES General Permit.  Use EPA Form 3510-13 found at www.epa.gov/npdes/stormwater/cgp.appendix.pdf

7.	NPDES General Permit.  The Storm Water General Permit for Large and Small Construction Activities, issued by the Environmental Protection Agency (EPA) under the National Pollutant Discharge Elimination System (NPDES).  It requires an approved SWPPP and NOIs listed as active status by the EPA before ground-disturbing activities for the project.

8.	SPCC Plan (Spill Prevention, Control and Countermeasure).  The Contractor’s detailed plan for oil spill prevention and control measures that meets the requirements of 40 CFR 112.

9.	SWPPP (Storm Water Pollution Prevention Plan).  The Contractor’s plan for erosion and sediment control and storm water management.  The SWPPP is developed by the Contractor and identifies specific areas where erosion may occur, describes site-specific controls to prevent erosion and manage sediment, and establishes a record of the installation and removal of these controls.  The approved SWPPP replaces the ESCP.

641-1.03 REFERENCES.

The following websites have up to date information about erosion, sediment, and pollution control.

Developing the SWPPP.  EPA.  January 2007.  Includes a SWPPP template in WORD.  [www.epa.gov/npdes/swpppguide]

National Menu of Storm Water Best Management Practices.  EPA.  [www.epa.gov/npdes/ stormwater/menuofbmps]

International Erosion Control Association website [www.ieca.org/Resources/Resources.asp]

Construction Industry Compliance Assistance Center website [www.CICAcenter.org/ bmps.html]

641-1.04 SUBMITTALS.  Submit two copies each of the SWPPP and HMCP to the Engineer for approval.  Submit one copy of the SPCC Plan (if required under subsection 641-2.03) to the Engineer.  Sign submittals.  Deliver these documents to the Engineer.

The Department will review the SWPPP and HMCP submittals within 14 calendar days.  Submittals will be returned to the Contractor as either requiring modification, or as approved by the Department.  The approved SWPPP must contain certifications, and be signed according to the Standard Permit Conditions of the NPDES General Permit.  Approval of the SWPPP must be received before submitting the eNOI to the EPA.

For projects that disturb five acres or more of ground, submit a copy of the approved and signed SWPPP, with the required permit fee to the DEC Storm Water Coordinator.  Transmit proof of this submission to the Engineer.

For projects that disturb one acre or more, submit the signed eNOI to EPA.  Submit copies of the signed eNOI receipt to the Engineer and to DEC.  Transmit proof of the DEC submission to the Engineer.  The Department will transmit the Department’s NOI to the EPA.  Allow adequate time for state and federal processing, before beginning ground-disturbing activities.

The active status NOIs, approved SWPPP, approved HMCP, and submitted SPCC Plan (when required) become the basis of the work required for the project’s erosion, sediment, and pollution control.

Submit the signed eNOT to EPA with a copy to the Engineer when notified by the Engineer that the Project is stabilized.  The Department will transmit the Department’s eNOT to the EPA.

641-2.01 STORM WATER POLLUTION PREVENTION PLAN (SWPPP) REQUIREMENTS.  Prepare a Storm Water Pollution Prevention Plan.  Use the Department's ESCP to develop a SWPPP based on scheduling, equipment, and use of alternative BMPs.  The SWPPP Preparer must visit the project site before preparing the SWPPP.  The plan must include both erosion control and sediment control measures.  The plan must address first preventing erosion, then minimizing erosion, and finally trapping sediment before it leaves the project site.

The SWPPP must follow the format presented in Appendix A of Developing Your Storm Water Pollution Prevention Plan (EPA, January 2007) found at http://cfpub.epa.gov/npdes/ stormwater/swppp.cfm.

The plan must address site-specific controls and management plan for the construction site, to include underground utility staging areas and relocation work, as well as for material sites, waste disposal sites, haul roads, and other affected areas, public or private.  The plan must also include the requirements of the project permits.

Specify the line of authority and designate a field representative for implementing SWPPP compliance.

641-2.02 HAZARDOUS MATERIAL CONTROL PLAN (HMCP) REQUIREMENTS.  Prepare a HMCP for the handling, storage, cleanup, and disposal of petroleum products and other hazardous substances.  (See 40 CFR 117 and 302 for listing of hazardous materials.)

List and give the location of hazardous materials, including office materials, to be used and/or stored onsite, and estimated quantities.  Detail a plan for storing these materials as well as disposing of waste petroleum products and other hazardous materials generated by the project.

Identify the locations where storage, fueling, and maintenance activities will take place, describe the maintenance activities, and list controls to prevent the accidental spillage of oil, petroleum products, and other hazardous materials.

Detail procedures for containment and cleanup of hazardous substances, including a list of the types and quantities of equipment and materials available onsite to be used.

Detail a plan for the prevention, containment, cleanup, and disposal of soil and water contaminated by accidental spills.  Detail a plan for dealing with unexpected contaminated soil and water encountered during construction.

Specify the line of authority and designate a field representative for spill response and one representative for each subcontractor.

641-2.03 SPILL PREVENTION, CONTROL, AND COUNTERMEASURE (SPCC) PLAN REQUIREMENTS.  Prepare and implement a SPCC Plan when required by 40 CFR 112, including:

## Control

Prepare and implement a SPCC Plan when required by 40 CFR 112, including:

1.	When oil spills may reach navigable waters; and

2.	Total aboveground oil storage capacity is greater than 1,320 gallons.

## Prevention and Countermeasures

Comply with 40 CFR 112 and address the following issues in the SPCC Plan:

1.	Operating procedures that prevent oil spills;

2.	Control measures installed to prevent a spill from reaching navigable waters; and

3.	Countermeasures to contain, clean up, and mitigate the effects of an oil spill.

Self-certify the SPCC Plan if the total aboveground oil storage capacity is 10,000 gallons or less and the requirements for self-certification in 40 CFR 112 is met.  Otherwise the SPCC Plan must be certified, stamped with the seal of, dated by, and signed by a Professional Engineer registered in the State of Alaska.

641-3.01 CONSTRUCTION REQUIREMENTS.  On projects with one acre or more of ground-disturbing activity, do not begin construction activities until the EPA has acknowledged receipt of the Contractor’s NOI and Department’s NOI, and has listed both as active status.  The EPA will post the status of the NOIs on the EPA website.  On projects with less than one acre of ground-disturbing activity, where submittal of an eNOI to EPA is not required, do not begin construction activities until authorized by the Engineer.

Coordinate BMP’s with Utility companies doing the work for the project.

## Postings

Post at the construction site:

1.	NPDES Permit number, if available, and a copy of the NOI,

2.	Name and phone number of the Contractor’s local contact person, and

3.	Location of a SWPPP available for viewing by the public.

The above notices must be posted at publicly accessible locations.  At a minimum post notices at the BOP, EOP, near the intersection of the highway with a major side street, and the Project Office.

Comply with requirements of the approved HMCP, the submitted SPCC Plan, and state and federal regulations that pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances.  Contain, clean up, and dispose of discharges of petroleum products and other materials hazardous to the land, air, water, and organic life forms.  Perform fueling operations in a safe and environmentally responsible manner.  Comply with the requirements of 18 AAC 75 and AS 46, Oil and Hazardous Substances Pollution Control.  Report oil spills as required by federal, state and local law, and as described in the SPCC Plan.

Comply with requirements of the NPDES General Permit, implement temporary and permanent erosion and sediment control measures identified in the SWPPP, and ensure that the SWPPP remains current.  Maintain temporary and permanent erosion and sediment control measures in effective operating condition.

Coordinate BMPs with Utility Companies doing work in the project area.

## Inspections

Perform inspections and prepare inspection reports to comply with the project SWPPP and the NPDES General Permit.

1.	Joint Inspections.  Before start of construction, conduct a joint onsite inspection with the Engineer, the SWPPP Preparer, and the Contractor’s field representative to discuss the implementation of the SWPPP.

Conduct the following additional joint onsite inspections with the Engineer:

a.	During construction, inspect the following at least once every seven days and within 24 hours of the end of a storm exceeding ½ inch in 24 hours (as recorded at or near the project site):

(1)	Disturbed areas that have not been finally stabilized

(2)	Areas used for storage of erodible materials that are exposed to precipitation

(3)	Sediment and erosion control measures

(4)	Locations where vehicles enter or exit the site

(5)	Offsite materials sources and waste sites

(6)	Staging and equipment storage areas.

b.	During construction, the SWPPP preparer shall review the Project Site, Materials Sites, Waste Sites, and the SWPPP for conformance with the NPDES General Permit at least once per month and after every major change in earth disturbing activities for compliance with the General Permit.

c.	Before winter shutdown, to ensure that the site has been adequately stabilized and devices are functional.

d.	At project completion, to ensure final stabilization of the project.

2.	Winter Inspections.  During winter shutdown, conduct inspections at least once every month and within 24 hours of a storm resulting in rainfall of ½ inch or greater.  The Engineer may waive monthly inspection requirements until one month before thawing conditions are expected to result in a discharge, if all of the following requirements are met:

a.	Below freezing conditions are anticipated to continue for more than one month.

b.	Land disturbance activities have been suspended.

c.	The beginning and ending dates of the waiver period are documented in the SWPPP.

3.	Inspection Reports.  Prepare and submit, within three working days of each inspection, a report on the DOT&PF SWPPP Inspection Report Form (April 2007).  At a minimum the report will contain the following information:

a.	A summary of the scope of the inspection

b.	Name(s) of personnel making the inspection

c.	The date of the inspection

d.	Observations relating to the implementation of the SWPPP

e.	Any actions taken as the result of the inspection

f.	Incidents of noncompliance

Where a report does not identify any incidents of noncompliance, certify that the facility is in compliance with the SWPPP and NPDES General Permit.  The Contractor and the Engineer will sign the report according to the Standard Permit Conditions of the NPDES General Permit.  Include reports as an appendix to the SWPPP.

## Record Retention

Keep the SWPPP up to date at all times.  The SWPPP shall denote the location, date of installation, date maintenance was performed, and the date of removal for BMPs.  It shall also contain copies of inspection reports and amendments.

Maintain the following records as part of the SWPPP:

1.	Dates when major grading activities occur;

2.	Dates when construction activities temporarily or permanently cease on a portion of the site; and

3.	Dates when stabilization measures are initiated.

4.	Daily precipitation as measured from an onsite rain gauge.

Provide the Engineer with copies of SWPPP revisions, up dates, records, and inspection reports at least weekly.

Retain copies of the SWPPP and other records required by the NPDES General Permit for at least three years from the date of final stabilization.

If unanticipated or emergency conditions threaten water quality, take immediate suitable action to preclude erosion and pollution.

## Amendments

Submit amendments to the SWPPP to correct problems identified as a result of:

1.	Storm or other circumstance that threatens water quality, and

2.	Inspection that identifies existing or potential problems.

Submit SWPPP amendments to the Engineer within seven days following the storm or inspection.  Detail additional emergency measures required and taken, to include additional or modified measures.  If modifications to existing measures are necessary, complete implementation within seven days.

Stabilize areas disturbed after the seeding deadline within seven days of the temporary or permanent cessation of ground-disturbing activities.

## Notice of Termination

For projects that disturb one acre or more of land, submit the signed eNOT to EPA with a copy to the Engineer when the Engineer notifies that:

1.	The Project site (including material sources, and disposal sites) has been finally stabilized and that storm water discharges from construction activities authorized by this permit have ceased, or

2.	The construction activity operator (as defined in the NPDES General Permit) has changed.

641-4.01 METHOD OF MEASUREMENT.  Section 109 and as follows:

Items 641(2) and (4) will be measured as specified in the Contract or directive authorizing the work.

641-5.01 BASIS OF PAYMENT.  The Bid Schedule will include either Items 641(1), (2), and (5) or Items 641(1), (3), (4), and (5).

1.	Item 641(1) Erosion and Pollution Control Administration.  At the Contract lump sum price for administration of work under this section.  Includes, but is not limited to, plan preparation, plan amendments and updates, inspections, monitoring, reporting, and record keeping.

2.	Item 641(2) Temporary Erosion and Pollution Control.  At the prices specified in the Contract or as provided in the Directive authorizing the work to install and maintain temporary erosion, sedimentation, and pollution control measures.

3.	Item 641(3) Temporary Erosion and Pollution Control.  At the lump sum price shown on the bid schedule to install and maintain temporary erosion, sedimentation, and pollution control measures required to complete the project according to Plan and with the BMP, the ESCP, and the original approved SWPPP and HMCP.

4.	Item 641(4) Temporary Erosion and Pollution Control Amendments.  At the prices specified in the Directive for extra, additional, or unanticipated work to install and maintain temporary erosion, sedimentation, and pollution control measures.  Work paid under this item will be shown as amendments to the original approved SWPPP or HMCP.

5.	Item 641(5) Erosion and Pollution Control Price Adjustment.  The total value of this Contract will be adjusted as specified under failure section.  In addition, a price adjustment equivalent to penalties levied against the Department by the EPA or other state and federal agencies for violations of the Clean Water Act and the NPDES General Permit will be made if the Department is issued a Notice of Violation (NOV) by these agencies.  This price adjustment is the actual cost of fines levied against the Department.  An amount equal to the maximum fine for the violation will be withheld temporarily until the actual cost of the fine is known.  The difference, excluding price adjustments will be released by the Engineer upon satisfactory completion of the requirements of the NPDES General Permit.  The Contractor is responsible for the payment of the Contractor’s fines.

Temporary erosion and pollution control measures that are required at Contractor furnished sites are subsidiary.

Work that is paid for directly or indirectly under other pay items will not be measured and paid for under this section, including but not limited to dewatering, shoring, bailing, installation and removal of temporary work pads, temporary accesses, temporary drainage pipes and structures, and diversion channels.

Perform temporary erosion and pollution control measures that are required due to negligence, carelessness, or failure to install permanent controls as a part of the work as scheduled or ordered by the Engineer, or for the Contractor’s convenience, at the Contractor’s expense.

Permanent erosion and pollution control measures will be measured and paid for under other Contract items, when shown on the bid schedule.

## Failure

If the Contractor fails to coordinate temporary or permanent stabilization measures with the earthwork operations in a manner to effectively control erosion and prevent water pollution, the Engineer may suspend earthwork operations and withhold monies due on current estimates for such earthwork items until aspects of the work are coordinated in a satisfactory manner.

If there is failure to:

1.	pursue the work required by the approved SWPPP,

2.	respond to inspection recommendations and/or deficiencies in the SWPPP, or

3.	implement erosion and sedimentation controls identified by the Engineer,

The Contractor will be assessed a permanent price adjustment of $500 per day for each day of non-action, under Item 641(5) Erosion and Pollution Control Price Adjustment.  In addition, the Engineer may, after giving written notice, proceed to perform the work and deduct the cost thereof, including project engineering costs, from progress payments under Item 641(5).

Payment will be made under:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 641(1) | Erosion and Pollution Control Administration | Lump Sum |
| 641(2) | Temporary Erosion and Pollution Control | Contingent Sum |
| 641(5) | Temporary Erosion and Pollution Control Price Adjustment | Contingent Sum |

R272usc04(04/19/07)

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.01 DESCRIPTION.  Add the following as a third paragraph:

Illuminate construction activities listed in Table 643-3 during hours of night work on roads open to the public within project limits.

643-1.02 DEFINITIONS.  Add the following paragraphs after paragraph titled “Construction Phasing Plan”:

Balloon Light:  Light surrounding by a balloon-like enclosure kept inflated by pressurized air or helium, and producing uniform light through 360 horizontal degrees.  The top half of the balloon enclosure shall be constructed of an opaque material.

Night Work:  Work occurring between sunset and sunrise on all days except the “No Lighting Required” period shown in the table below:

| Latitude | No Lighting Required |  | Nearby |
| --- | --- | --- | --- |
| (degrees) | Start | End | Cities |
| < 61 | Lighting Required All Year |  | Everything South of Hope |
| 61 | June 11 | July 1 | Anchorage, Valdez, Girdwood |
| 62 | June 2 | July 13 | Wasilla, Palmer, Glennallen, Talkeetna |
| 63 | May 27 | July 17 | Cantwell, Paxson, McGrath |
| 64 | May 22 | July 21 | Delta Junction, Nome, Tok |
| 65 | May 18 | July 25 | Fairbanks |
| 66 | May 14 | July 29 | Circle City |
| 67 | May 10 | August 2 | Coldfoot, Kotzebue |
| 68 | May 7 | August 6 | Galbraith Lake |
| 69 | May 3 | August 9 | Happy Valley |
| 70 | April 30 | August 12 | Deadhorse |
| 71 | April 27 | August 15 | Barrow |
| 72 | April 24 | August 19 |  |

643-1.03 TRAFFIC CONTROL PLAN.  Replace the last paragraph with the following:  A waiver may be requested of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project in writing.  If the waiver is approved, movements of oversize and overweight vehicles in or near traffic within the project limits will be done according to the provisions of an approved Traffic Control Plan.  Maintain a minimum12-foot lateral separation between the non-street legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations.

643-1.04 WORKSITE SUPERVISOR.  Add the following to Item 2 Duties:

i.	Supervise lighting of Night Work.

## Add the following new subsection:

- Standard Modifications

643-2.01 MATERIALS.  Under Item 16 Flagger Paddles, replace the last sentence with the following:  Use reflective sheeting that meets AASHTO M 268 Type VIII or IX.  Use background colors of fluorescent orange on one side and red on the other side.  E56(5/01/07)

- Special Provisions

643-2.01 MATERIALS.  Add the following:

17.	Flexible Markers.  Refer to subsection 606-2.01 Materials.

Standard Modifications

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:  Immediately notify the Engineer of a traffic related accident that occurs within the project limits as soon as becoming aware of the accident.  E56(05/01/07)

Special Provisions

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:  Whenever construction activity encroaches onto the safe route in a traffic control zone, station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.

Maintain business accesses during flagging operations.

Standard Modification

643-3.04 TRAFFIC CONTROL DEVICES.  In the sixth paragraph and also in Item 4.b, delete “ATTSA” and replace with “ATSSA.”  E56(5/01/07)

Special Provisions

643-3.04 TRAFFIC CONTROL DEVICES.  Delete the first sentence of the eighth paragraph and substitute the following:  Items paid under this section remain the Contractor’s property unless stated otherwise.

Add the following to Item 1 Embankments:  Close trenches and excavations at the end of each continuous work shift.

Add the following to Item 3 Fixed Objects:  Remove obstructions greater than 4 inches above the nominal foreslope grade at the end of each continuous work shift.

Delete Item 4.b and replace with the following:  Flagger Certification by ATSSA

- Delete Item 6 and replace with the following:

6.	Street Sweeping.  Keep free of loose material paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where the Contractor’s operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

7.	Power Brooming.  Keep free of loose material paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where the Contractor’s operations have deposited loose material using a power broom that can eject them to the shoulder of the road.

## Change Items 7 and 8 to 8 and 9, respectively.

## Add the following:

10.	ET-2000 LET.  The price listed in the Traffic Control Rate Schedule will be full compensation for the purchase, installation, maintenance during construction, removal, and salvaging the ET-2000 LET unit(s).  Deliver the salvaged unit(s) to the nearest DOT&PF Maintenance and Operations’ district office, or as directed by the Engineer.

643-3.05 AUTHORITY OF THE ENGINEER.  Replace the first sentence with the following:  When existing conditions adversely affect the public’s safety or convenience, the Contractor will receive an oral notice.  A written notice will follow the oral notice according to subsection 105-1.01 Authority of the Engineer.

Add the following after the second sentence:  In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT.  Add the following:  Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time the roadway or pedestrian facility is in an unacceptable condition.

## Delete Table 643-1 and substitute the following:

TABLE 643-1
ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-5,000 | $30 |
| 5,001+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING.  Delete the last sentence and substitute the following:  Unless otherwise determined by the Engineer and on an approved Traffic Control Plan (TCP), do not restrict traffic between 0600 to 0800 and 1600 to 1800 Monday through Friday.  Do not restrict traffic between 0600 and 2000 on Lake Otis Parkway, Elmore Road, and Dowling Road Station “D” 4+00 to “D” 10+00.

***deleted***

Obtain the local school bus schedule and coordinate work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.

643-3.09 INTERIM PAVEMENT MARKINGS.  In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following:  Apply final pavement markings according to subsection 670-3.01, Construction Requirements of these Special Provisions.

643-3.10 LIGHTING OF NIGHT WORK.  Illuminate the night work areas specified in Table 643-2 to the light levels specified.

Table 643-3 does not provide a comprehensive list of operations that require lighting.  Provide lighting for other operations when necessary.

Table 643-3 Night Work Illumination Level and Area of Coverage

| Type of Work/Equipment | Lighting Configuration |
| --- | --- |
| Paving, Milling, Striping, Pavement Marking Removal, Rumble Strip Installation | At least two machine mounted balloon lights with a cumulative wattage of at least 4,000 watts. Provide additional lights or wattage if necessary to provide complete coverage. |
| Rolling, pavement sweeping | At least four sealed beam halogen lamps in the front and four in the back. Each should be at least 55 watts. |
| Flagging | Two balloon lights of at least 2,000 watts each located within 30 feet of the normal flagger location. Locate one on the right side of the road beyond the flagger and the other on the left side of the road in front of the flagger. |
| Truck Crossings (meaning where haul vehicles cross or enter a road): | Two balloon lights of at least 2,000 watts each, located on the main road, one on the far right side of the intersection, the other on the near left. Locate lights within 30 feet of the edges of the side street. If there is a flagger at the crossing, locate the lights to also meet the requirements for flagging. |
| 1) with roads with ADTs over 10,000 or |  |
| 2) that are controlled by portable signals or flaggers |  |

Use balloon lighting as the main light sources.  Do not use floodlights without prior approval by the Engineer.  When approved, install floodlighting in a manner that minimizes glare for motorists, workers, and residents living along the roadway.  Locate, aim, louver, and/or shield light sources to achieve this goal.

The Engineer shall be the sole judge of when glare is unacceptable, either for traffic or for adjoining residences.  When notified of unacceptable glare, modify the lighting system to eliminate it.

If the Contractor fails to meet required lighting equipment or provides lighting that creates unacceptable glare at any time, the Contractor shall cease the operations that require illumination until the condition is corrected.

Lighting equipment shall be in good operating condition and in compliance with applicable OSHA, NEC, and NEMA codes.

Provide suitable brackets and hardware to mount lighting fixtures and generators on machines and equipment.  Design mountings so lights can be aimed and positioned as necessary to reduce glare.  Locate mounting brackets and fixtures so they do not interfere with the equipment operator or overhead structures.  Connect fixtures securely in a manner that minimizes vibration.

Ensure ground, trailer, and equipment mounted light towers are sturdy and freestanding without the aid of guy wires.  Towers shall be capable of being moved to keep pace with the construction operation.  Position ground and trailer mounted towers and trailers to minimize the risk of being impacted by traffic on the roadway or by construction traffic or equipment.

Raise trailer or equipment mounted lights to maximum height, except do not exceed the clearance required for overhead objects such as trees, aerial utilities, or bridges.  Aim and adjust lights to provide the required light levels.  Provide uniform illumination on the hopper, auger, and screed areas of pavers.  Illuminate the operator’s controls on machines uniformly.

Furnish each side of non-street legal equipment with a minimum of 75 square inches high intensity retro-reflective sheeting in each corner, so at least 150 square inches of sheeting is visible from each direction.  Provide red sheeting on the rear of the equipment and yellow sheeting elsewhere.

Existing street and highway lighting and conventional vehicle headlights do not eliminate the need for the Contractor to provide lighting meeting the requirements of Table 643-2.

Provide sufficient fuel, spare lamps, spare generators, and qualified personnel to ensure that required lights operate continuously during nighttime operations.  Ensure generators have fuel tanks of sufficient capacity to permit operation of the lighting system for a minimum of 12 hours.  In the event of failure of the lighting system, discontinue the operation until the required level and quality of illumination is restored.

Maintain a supply of at least 20 emergency flares for use in the event of emergency or unanticipated situations.  Comply with local noise ordinances.

Provide NCHRP 350-compliant breakaway bases for post mounted electroliers located within the clear zone.

Standard Modification

## Add the following new subsection:

643-3.11 HIGH VISIBILITY CLOTHING.  Ensure workers within project limits wear an outer visible surface or layer that complies with the following requirements:

1.	Standards.

Use high visibility garments conforming to the requirements of ANSI/ISEA 107-2004, Class 2 for tops or Class E for bottoms, and Level 2 retro-reflective material.

2.	Labeling.

Use garments labeled in conformance with Section 11.2 of ANSI/ISEA 107-2004; except you may use previously purchased garments labeled in conformance with ANSI/ISEA 107-1999 until 1/1/08.

3.	Tops.

Wear high visibility vests, jackets, or coverall tops at all times.

4.	Bottoms.

Wear high visibility pants or coverall bottoms during nighttime work (sunset to sunrise).  Worksite traffic supervisors, employees assigned to traffic control duties, and flaggers wear high visibility pants or coverall bottoms at all times.

5.	Outer Raingear.

Wear raingear tops and bottoms conforming to requirements of in this subsection 643-3.11.

6.	Exceptions.

When workers are inside an enclosed compartment of a vehicle, they are not required to wear high visibility clothing.

7.	Condition.

Furnish and maintain vests, jackets, coveralls, rain gear, hard hats, and other apparel in a neat, clean, and presentable condition.  Maintain retro-reflective material to Level 2 standards.  E56(5/07/07)

Special Provision

643-4.01 METHOD OF MEASUREMENT.  Replace the second sentence of Item 2 with the following:  Special Construction Signs are measured by the total area of legend bearing sign panel, as determined under subsection 615-4.01 and   compensation for a 24-hour period shall be made under Construction Signs in the Traffic Control Rate Schedule.

Add the following:  No measurement required to provide a 24-hour toll free (1-800-###-####) “hotline road report” telephone with a prerecorded message, and weekly notices with daily updates.  Work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.  R222usc04(05/25/07)

Standard Modification

643-5.01 BASIS OF PAYMENT.  Add the following:  Payment for high visibility garments for workers is subsidiary to other items.  E56(5/01/07)

Special Provision

643-5.01 BASIS OF PAYMENT.  Add the following:

Work Zone Illumination.  Payment for work zone illumination is subsidiary to other items.  ES14(03/15/06)

643-5.01 BASIS OF PAYMENT.  Add the following:  The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $5.00 |
| Special Construction Sign | Square Foot | $24.00 |
| Type II Barricade | Each/Day | $3.00 |
| Type III Barricade | Each/Day | $10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $1.00 |
| Drums | Each/Day | $3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion/ET-2000 LET | Each | $3,000.00 |
| Pilot Car | Hour | $65.00 |
| Watering | M-Gallon | $20.00 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Foot | $.75 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Foot | $1.15 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Foot | $1.25 |
| Temporary Guardrail | Foot | $21.00 |

The Engineer will pay for Item 643(15) Flagging on a contingent sum basis at the rate of $41/hour.  The Engineer does not require a change order/directive for the flagging pay item.  Flagging associated with Change Order work will be paid at the prices according to subsection 109-1.05 Compensation for Extra Work.  R222usc04(05/25/07)

- Delete Item 643(15) and substitute the following:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 643(15) | Flagging | Contingent Sum |
| 643(25A) | Traffic Control | Contingent Sum |
| 643(25B) | Traffic Control – Elmore Road Closure - 48th Avenue to 68th Avenue | Lump Sum |
| 643(25C) | Traffic Control – East Dowling Road Closure - Lake Otis Parkway to Norm Drive | Lump Sum |

***deleted***

SECTION 644

SERVICES TO BE FURNISHED BY THE CONTRACTOR

Special Provisions

644-2.01 FIELD OFFICE.  Delete this subsection in its entirety and substitute the following:  Maintain current state owned structure located at 2986 Silverchase.  Furnish and maintain a suitable office for the Engineer, available for occupancy from 2 weeks before demolition of 2986 Silverchase office, through 30 days after issuance of the notice of project completion as defined in subsection 105-1.15.  The following office requirements shall be met:

1.	A minimum of 1,500 square feet of floor area.  The office area shall be divided so that it contains an office room separated by a closable door.  The office room shall have a minimum of 160 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120-volt, 60-hertz power, with a minimum of six electrical outlets.

4.	A minimum of 100 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities and potable drinking water provided.

7.	Four telephone service lines available at the office location.  One of the lines provided is to be available for a facsimile machine/dial-up Internet connection.  Provide Internet connection with send and receive data capability supporting 56 kilobytes per second or higher data transfer rate.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within 3 miles of the project.

10.	Weekly janitorial service consisting of emptying trash receptacles, vacuuming office area and cleaning restrooms and counter areas.

11.	Provide one mobilization and one demobilization of the Engineer’s office equipment and furniture from Anchorage.  (02/26/08)DOWL

Standard Modification

644-2.02 FIELD LABORATORY.  Add the following to the end of the second sentence of the first paragraph:  through one week after Project Completion.

## Add the following new subsection:

644-2.02 FIELD LABORATORY.  Delete subitem g of Item 2, and substitute the following:

g.	500 gallon capacity tank with a pressure pump or a commercial pressurized system.

## Replace Item 6.a with the following:

a.	Supply 240-volt, 60-hertz power, a 100-pound propane bottle, and a 500-gallon capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

## Add the following:

7.	Provide one mobilization and one demobilization of the Engineer's laboratory equipment from Anchorage.

644-4.01 BASIS OF PAYMENT.  Add the following:  Long distance calls made by State personnel and the Internet service provider will be paid by the State.  Local calls and connection fees shall be paid by the Contractor.

Electricity, propane, and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(1) Field Office.  R63usc(01/11/07)

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE.  Replace this subsection with the following:  Submit a detailed initial CPM Schedule at the preconstruction conference for the Engineer’s acceptance as set forth below.

The construction schedule for the entire Project shall not exceed the specified contract time.  Allow the Engineer 14 days to review the initial CPM Schedule.  Revise promptly.  The finalized CPM Schedule must be completed and accepted before beginning work on the Project.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE.

## Delete Item 2 60-Day Preliminary Schedule.

Delete the first sentence of Item 3 Schedule Updates and substitute the following:  Hold job-site progress meetings with the Engineer for the purpose of updating the CPM Schedule.  Meet with the Engineer monthly or as deemed necessary by the Engineer.  R261M98(12/13/02)

- Add the following section:

SECTION 647

EQUIPMENT RENTAL

Special Provisions

647-1.01 DESCRIPTION.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED.  In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of equipment to be furnished and used shall be, as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

Equipment shall be in first class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

Equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and  incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  Personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS.  The performance of the work shall be according to the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall begin, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer.  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

647-4.01 METHOD OF MEASUREMENT.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.

647-5.01 BASIS OF PAYMENT.  Payment for Items 647(1) and 647(1A1) will be paid on a contingent sum basis at the rate of $125/hour on a per hour basis at the rate shown on the bid schedule.  This shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 647(1) | Wide Pad Dozer, 65 hp Minimum | Contingent Sum |
| 647(1A1) | Backhoe, Self-Propelled, 4WD, 1.0 CY Bucket, 75HP Min, 14 ft Depth | Contingent Sum |

R15usc(08/24/05)

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-2.01 MATERIALS.

1.	Equipment List(s) and Drawings.  Delete item a in its entirety and the last sentence in item d and substitute the following:

a.	Materials on the Approved Products List:  The Approved Products List does not apply to the 660 items.  Provide catalog cuts of materials to the Engineer for review and approval.

d.	Materials Not Requiring Certification:  Only submit these materials for review and approval if they are included on the Materials Certification List (MCL).

2.	As-Built Plans.  Add the following:

The Engineer will deliver one copy each to State Maintenance and Operations; Technical Services; and attach the appropriate sheets of the last set in clear plastic envelopes to the inside of each controller assembly and load center.

In addition, submit two complete sets of all electrical related plan sheets.  The Engineer will deliver one copy of each to MOA Signal Electronics and MOA Street Light Maintenance.

660-2.01 MATERIALS.  Under Item 1.a, change title by removing “Materials on the Approved Products List” and replace with Materials on the Qualified Products List.  E36(01/27)

Standard Modification

660-2.01 MATERIALS.  Under Item 1.b, change title by removing “Materials Not on the Approved Products List” and replace with Materials Not on the Qualified Products List.  E36(01/27)

- CONSTRUCTION REQUIREMENTS

- Special Provisions

660-3.01 GENERAL.  Delete items 3 through 8 in their entirety and substitute the following:

3.	Excavating and Backfilling.  Complete excavation and backfill required to install the signal and lighting components embedded in the roadway as shown in the Plans, including foundations, conduits, junction boxes, and loop detectors.  Provide traffic control to complete this work according to the requirements of Section 643.  Place excavated materials where it will not interfere with surface drainage.

Support and protect conduits and utilities scheduled to remain in service when encountering them during excavation.

Excavate trenches wide enough to install the number of conduits specified side by side, to provide clearances of at least 2½ inches around 2 inch conduits and at least 2 inches around conduits larger than 2 inches, and to compact the bedding and backfill materials according to these specifications.

To install conduits, excavate trenches deep enough to allow for 6 inches of bedding material, the depth of the largest conduit, and the minimum burial depth specified between the top of the conduit and finished grade of the ground above the conduit.  Keep the longitudinal profile of trench bottoms free of irregularities that would prevent the assembled conduit run from continuously contacting the top of the bedding material.

Dispose of, according to subsection 203-3.01, excavated materials that remain after completing backfill work and excavated material not meeting the requirements of Selected Material, Type C, as defined in subsection 703-2.07.

Dewater foundation and conduit excavations immediately before and during embedding and backfilling operations.  Backfill excavations with materials that meet the following requirements

a.	Backfill foundations with material that meets the requirements of Selected Material, Type A that passes through a 3-inch sieve.

b.	Within the limits of the typical section, embed conduits and backfill trenches using material that meets the requirements of the lift where it is located, reusing excavated materials if it meets the requirements of the applicable lift,

c.	In other locations, embed conduits and backfill trenches using material that meets the requirements of Selected Material, Type C, reusing excavated materials if it meets this requirement.

d.	Import, when ordered, embedment and backfill materials that satisfy the preceding materials requirements.

Embed conduit(s) between two 6 inch lifts of material gleaned free of rocks exceeding a 1 inch maximum dimension.  Grade and compact the first lift to provide a surface that continuously contacts the assembled conduit run.

Within 6 feet of paved surfaces and around foundations, backfill in uniform layers no more than 6 inches deep and compact each layer according to subsection 203-3.04.  In other locations, compaction may be as approved by the Engineer.

4.	Welding.  Complete welding according to subsection 504-3.01.8.  Welding and approved shop drawings.

Submit shop drawings of the proposed work with the welding plans for approval.  The shop drawings shall include material specifications, component dimensions, the types of welds that will be made, and the proposed type and extent of weld inspection.

Repair the holes, which were used to mount equipment, in reused poles and mast arms by welding in disks flush with the adjoining surface.  For the disk material, use steel that matches the ASTM designation, grade, and thickness of the steel used to fabricate each pole.  Cut disks that match the dimensions of the hole being repaired from pieces of steel plate bent to match the pole’s radius at the hole.  Grind the welds smooth and flush with the adjoining pole and disk surfaces.  Repair the damaged finish according to subsection 660-3.01.8.

5.	Removing and Replacing Improvements.  The Contractor shall complete the following work at the Contractor’s expense.

a.	Remove improvements that block completion of the work detailed in the Plans as specified herein.

b.	Reconstruct with new materials the nonreusable improvements the Contractor removed to complete the work, unless other items in the contract cover the improvements.

c.	Replace with new materials the reusable items damaged by the Contractor, that are specified for reuse.

d.	Reconstruct with new materials improvements that the Contractor damaged or removed, that do not conflict with the work and are not scheduled for removal.

Non-reusable improvements consist of cast in place items, including: asphalt concrete pavement, sidewalks, curb and gutter, lawns, and traffic markings.  Reusable improvements include the items that were made before installation.  Crushed aggregate base material may not be used as backfill in the base course if excavation depth exceeds the thickness of the base course.

Complete reconstruction work, including materials, according to the applicable sections of the Alaska SSHC, and leave the work in a satisfactory and serviceable condition.  In completing the reconstruction work, match the alignments, widths, thicknesses, shapes, sizes, cross sections, and finishes of the existing improvements.

If removing a portion of sidewalk or curb and gutter, remove an entire segment between the weakened plane contraction joints or between an expansion joint and a weakened plane contraction joint.

Before removing a segment of Portland or asphalt cement concrete material, cut completely through the material with a saw along the outline of the area to be removed.  Make cuts neat and true and prevent shatter outside the area removed.

To replace lawns, leave the top of the backfilled excavation low enough to install 4 inches of compacted topsoil.  Match the top of the topsoil with the bottom of the vegetative mat.  Apply seed and keep the seeded areas watered according to Section 618.

Remove, keep alive, and replant trees, shrubs, and plants according to Section 621.  Replace the trees, shrubs, and plants that do not survive with plants of like size and type.

6.	Salvaging and Reusing Electrical Equipment.  When the Plans include existing electrical equipment scheduled for removal or relocation, remove, and store the equipment listed in the following paragraph without damaging it.  Deliver removed equipment not scheduled for reuse to the nearest District Maintenance Station or place specified in the Plans or Special Provisions.  Notify the district superintendent or person specified by telephone one-week before planned delivery date.

Salvage the controller assemblies, signal heads, mounting brackets, luminaires, lighting standards, signal posts and poles, mast arms, optical detectors, load centers, light emitting diode optical units, and the lids of junction boxes scheduled for removal and other materials scheduled for relocation.  The Contractor shall replace at the Contractor’s expense salvaged equipment damaged or destroyed before or during delivery or reinstallation.

Controller assemblies and load centers include the cabinet and equipment contained in the cabinet before Contract award.

Remove from the highway right-of-way materials associated with the equipment removed or relocated and not scheduled for reuse, including conduits, junction boxes, conductors, and foundations.  Raze the tops of foundations abandoned in place according to subsection 660-3.02.  Fill the holes left by removing junction boxes and foundations with selected material type A and compact as directed.

With approval, after removing conductors, buried conduits that do not interfere with other construction may be abandoned in place with a credit taken by the Department.  Remove the ends of abandoned conduits from the junction boxes that will remain in service.

Within 15 days of the Notice to Proceed, complete an inventory of the materials that will be salvaged in the presence of the Engineer.  Note the location and condition of the materials.  When material specified for reuse is found in an unserviceable condition, the Engineer will determine whether to repair it or replace it with new material, which will be paid for as extra work under subsection 109-1.05.  Retain a copy of the inventory and give the original documents to the Engineer.

All traffic signal system items shall be delivered to the MOA Traffic Signal warehouse at 5923 Rowan Street.  Signal poles and mast arms shall be delivered to the MOA Traffic Signal Pole Yard at 3rd Avenue and Orca Street.  Allow MOA Maintenance personnel to select the equipment and pole items they would like to salvage and contractor to dispose of all remaining equipment and pole items.  Contact Bill Sosnowski, Forman, at 343-8355 one week before your tentative delivery date.

When the Plans specify reinstalling existing equipment at new locations and installing State furnished equipment, complete the following work at the Contractor’s expense.

a.	For poles, install new foundations, furnishing the new nuts, bolts, washers, and conduits needed to complete the installations.

b.	For lighting poles, install new illumination tap wires and fused disconnect kits.

c.	For luminaires, clean the luminaires inside and out and install new lamps of the same wattage.

d.	For signal heads, furnish and install the mounting brackets needed to complete the relocation, and clean the signal heads inside and out.

e.	For poles and undisturbed poles from which the Plans specify removing equipment, repair the holes that were made to mount equipment according to subsection 660-3.01.4.  Welding and repair the finishes according to subsection 660-3.01.8.

When ordered, the Engineer will pay for repairing damaged finishes on existing equipment according to subsection 660-3.01.8 as extra work.

If deciding to use new equipment rather than reusing the equipment specified, notify the Engineer of the change and include a submittal according to subsection 660-2.01.1.

7.	Field Tests.  Electrical circuits must pass the following tests before the Engineer will accept the work for payment.  Perform these tests in the presence of the Engineer, and document the results of each test on a per circuit basis.  Retain a copy of test results and give the original documents to the Engineer.  Furnish equipment needed to perform these tests.

Replace or repair at the Contractor’s expense, and in an approved manner, faulty materials and work revealed by these tests.  After making repairs, repeat tests on the repaired circuit and continue this process until circuits have passed required tests.  The Department reserves the right to have the Contractor retest circuits, and to use the retest results to accept or reject individual circuits.

a.	Grounds.  Before completing the circuitry and functional tests, physically examine conduits ends, junction box lids, load centers, and the foundations for signal posts and poles, lighting poles, and controller cabinets to ensure the grounding system required by subsections 660-3.06 and 661-3.01 has been installed and splices and connections are mechanically firm.

b.	Continuity.  Test each loop detector circuit for continuity at the roadside junction box before splicing the loop detector to the lead-in cable.  Each loop detector must have a resistance less than 0.5 ohms.

After splicing the loop detectors to the lead-in cables, test each pair at the controller or detector cabinet.  Each pair must have a value less than 5 ohms for single pair lead-in cables and 10 ohms for multipair lead-in cables.  The continuity test ohm reading at the cabinet must be greater than the ohm reading measured for the loop detector at the junction box.

c.	Insulation Resistance (megohm) Test.  Complete this test to verify the integrity of each conductor’s insulation after pulling the conductors and cables into position and before terminating the conductors.  At 500 volts DC, each conductor’s insulation shall measure a minimum resistance of 100 megohms or the minimum specified by the manufacturer.  With single conductors, complete the test between each conductor and ground.  In each multi-conductor cable, complete the test between conductors and between each conductor and ground.

After splicing the loops to the shielded pairs in the lead-in cables, measure each pair in the lead-in cables at the controller or detector cabinet between one conductor and the cabinet ground rod.

d.	Inductance Test.  Measure each detector loop and lead-in cable system at the controller or detector cabinet.  The inductance must be in the range of 50 to 500 microhenries.

e.	Circuit.  Energize every signal indication circuit with lamps installed before installing the load switches.

f.	Functional.  Perform the following tests on each signal and lighting system after the component circuits have satisfactorily passed the tests for continuity, grounding, insulation integrity, and circuitry.

1)	For each new traffic signal system, complete at least 24 hours of flashing operation, followed by not less than 5 days of continuous, satisfactory operation.  The Engineer may decide to omit the flashing portion of the test for modified signal systems and for new signals that replaced existing signals that remained in operation during the construction phase.

If the Engineer omits flashing operation and the system performs unsatisfactorily, correct the condition and repeat the test until the system runs for five days with continuous, satisfactory operation.

Begin the signal functional tests between 9:00 a.m. and 2:00 p.m. on any day, except a Friday, Saturday, Sunday, a legal holiday, or the day before the legal holiday.

Before each system turn on, aim signal faces according to subsection 660-3.08 and ensure equipment specified in the Plans is installed and operable, including: pedestrian signals and push buttons; signal backplates and visors; vehicle detectors; highway lighting; and regulatory, warning, and guide signs.

2)	Perform the functional test for each highway lighting system and sign illumination system until the systems burn continuously 5 days without the photocell, followed by a 5 day operational test using the photocell.

3)	Perform the functional test for each flashing beacon system for not less than 5 days of continuous, satisfactory operation.

4)	Perform a continuous 5-day burning test on each pedestrian overpass and underpass lighting system before final acceptance.

A shut down of the electrical system due to a power interruption does not constitute discontinuity of the functional test if the system functions normally when power is returned.

8.	Repairing Damaged Finishes.  Examine new, reused, and State furnished equipment for damage to its finish before putting the equipment into service.  Repair the damaged finishes found according to the following:

a.	Galvanized.  Repair damaged areas more than 12 inches away from welds and slip fit areas, by applying a minimum of 7.8 mils of zinc-based alloy applied according to ASTM A780.

If the damaged areas are within 12 inches of welds and slip fit areas, make the repair by applying a minimum 7.8 mils of zinc rich paint applied according to ASTM A780.

b.	Painted.  Repair damage to painted finishes according to the following:

1)	Wash the equipment with a stiff bristle brush using a solution containing two tablespoons of heavy-duty detergent powder per gallon of water.  After rinsing, wire brush surfaces to remove poorly bonded paint, rust, scale, corrosion, grease, or dirt.  Remove dust or residue remaining after wire brushing before priming.

2)	Factory or shop cleaning methods may be used for metals if equal to the methods specified herein.

3)	Immediately after cleaning, coat bare metal with pretreatment, vinyl wash primer, followed by 2 prime coats of zinc chromate primer for metal.

4)	Give signal equipment, excluding standards, a spot finishing coat on newly primed areas, followed by 1 finishing coat over the entire surface.

5)	Give non-galvanized standards 2 spot finish coats on newly primed areas.

Paint coats may be applied either by hand brushing or by approved spraying machines.  Perform the work in a neat and workmanlike manner.  The Engineer reserves the right to require the use of brushes for the application of paint, should the work done by the paint-spraying machine prove unacceptable.

- Add the following new item 9:

9.	Regulations and Code.  Complete work according to the standards of the NEC, the NESC, and local safety codes as adopted and amended by the authority having jurisdiction.

660-3.02 FOUNDATIONS.  Under item 1.  Cast-in-Place Foundations, add the following to the first paragraph:  Locate the tops of traffic signal post and pole foundations flush with the adjacent finished:  walkway, shoulder, or surrounding ground.

1.	Cast-in-Place Foundations.  In subparagraph f, revise the second sentence to read: Before placing the form or reinforcing steel cage, remove loose material from the bottom of the hole to ensure the foundation rests on firm, undisturbed ground.

In the second sentence of subitem i, delete “prior to grouting.” and substitute “before attaching the skirt.”

In the first sentence of subitem j, delete “concrete pile caps” and substitute “foundations.”

- Delete item k and add the following new items k and l:

k.	Install the bottoms of the bottom leveling nuts in a level plane within 1 inch of the top of foundations.  Adjust all nuts until their tops form a level plane.  Install one washer on top of all leveling nuts and, after setting the pole on these washers, install one washer under all top nuts.

Bring leveling nuts (bottom nuts) to full bearing on the bottom of the base plate.

Generously lubricate the bearing surface and internal threads of top nuts with beeswax.  Tighten all top nuts to a “snug” condition.  Use a click-type torque wrench to apply 600 foot-pounds of torque to the “snug” top nuts.

After torquing the top nuts, use a hydraulic wrench to rotate all top nuts an additional one-sixth (60o) turn, while preventing the leveling nuts from turning.

l.	Attach a 4 AWG, bare, solid copper wire as a grounding electrode conductor to the No. 4 spiral bar in the reinforcing steel cage.  Use an irreversible compression connector or cadweld to make the attachment.  Protect the attachment during concrete placement.  In foundations that lack reinforcing steel cages, install 21 feet of coiled 4 AWG, bare, solid copper wire as the grounding electrode.  Route the conductor to protrude near the top, center of the foundations.  Slide a minimum 6-inch long, nonmetallic, protective sleeve over the conductor.  Allow 1 inch of the sleeve and 24 inches of conductor to protrude from the foundations.

2.	Pile Foundations.  Add the following new item g:

g.	Use no more than one splice per foundation.  Locate the splice at least 7 feet from the top of pile.

- Replace subsection 660-3.03 with the following:

660-3.03 CONDUIT.  Electrical conductors shall be installed in conduit, except for overhead wiring, wiring inside poles, and when otherwise specified.  Use rigid metal conduits (RMC) and fittings for raceways, including bored casings, except when the Plans specify using polyethylene conduits.  Install conduits of the sizes specified along the routes detailed on the Plans.  When routing is not shown, route conduits as directed by the Engineer.

1.	Install conduits at least 30 inches below the finished grade of the ground above the conduit, except conduits that will be sealed under a minimum 4 inch thick Portland cement concrete sidewalk may be installed a minimum of 18 inches below the top back of curb or surface above the conduit, whichever is lower.

2.	Install conduits that cross unpaved areas and paved roadways that will be overlaid in excavated trenches.  Excavate, bed conduits, and backfill trenches according to subsection 660-3.01.3, Excavating and Backfilling.

3.	Install conduit(s) under paved roadways and approaches that will not be overlaid by boring or drilling methods.  Jacking conduits into position is allowed.  However, if subsurface conditions prevent the successful completion of the work, install the conduit(s) by boring or drilling methods without additional compensation.

4.	Sweep both rigid metal and polyethylene conduits through the open bottom of junction boxes by installing 90-degree rigid metal elbows on the ends of conduit runs.  To each elbow, install a nipple that terminates 5 to 12 inches above the bottom edge of each junction box.

5.	Install the tails of loop detectors without elbows through the walls of junction boxes at elevations that ensure the loops drain into the box.  Extend the ends a minimum of 2 inches beyond the inside wall of the box.

6.	Drill a 3/8-inch drain hole in the bottom of the lower straight section of elbows and in the bottom of conduits at the low points of conduit runs.  Smooth the edges of the drilled holes on the inside of elbows to prevent scraping the conductors.  Cover the holes with a wrap of approved filter cloth secured with 2 self-clinching nylon cable ties.

7.	Keep conduits clean.  Install grounding bushings and approved plastic insert type plugs on the ends of conduit runs before backfilling around the conduit ends.

8.	At the low points of conduit runs, install sumps containing a minimum 2 cubic-feet of coarse concrete aggregate material that conforms to subsection 703-2.02.  Compact the aggregate sumps as directed to prevent settlement of the trench backfill.

9.	Install conduits that must cross existing facilities such as storm drain pipes, duct systems, and other underground utilities at the minimum depths specified, going under the facilities if necessary.  Install additional drains and aggregate sumps at the low spots, if any.

10.	Position conduits in trenches, junction boxes, and foundations to provide clearances of at least 2½ inches around 2 inch conduits and at least 2 inches around conduits larger than 2 inches.

11.	Fabricate rigid metal conduits less than 10 feet long from standard lengths of conduit.  Cut conduits squarely to ensure the threading die starts squarely on the conduit.  Cut the same number of threads as found on the factory threaded ends.  Ream the inside of conduit ends cut in the shop or field to remove burrs and sharp edges.  Do not use slip joints or pieces of running thread pipe.

12.	Coat drilled holes, shop and field cut threads, and the areas with damaged zinc coating with zinc rich paint.

13.	When standard couplings cannot be used to join conduit components, use approved threaded unions.

14.	Bury a continuous strip of 4-mils-thick, 6-inch-wide polyethylene marker tape above underground conduit runs.  Install the tape 9 inches (± 3 inches) below finished grade, using two strips side by side to mark road crossings.  Furnish tapes with a black legend on a red background.

15.	If encountering obstructions during jacking or drilling operations, obtain approval and cut small holes in the pavement to clear the obstruction.  Locate the bottom inside face of the bore pit no closer than the catch point of a 1¼ to 1 slope (a horizontal to vertical ratio) from the edge of pavement.  Do not leave these pits unattended until installing an approved means of protection.

16.	When the Plans specify using polyethylene conduit, install RMC in structures and foundations, between type 2 and 3 load centers and the nearest junction box, and on the surfaces of poles and other structures.

17.	In foundations, install 90-degree elbows and conduits of the size and quantity shown on the Plans.  Extend the conduits a maximum of 2 inches above the top of the foundations for posts and poles with breakaway bases and 4 inches above the top of foundations for fixed base structures.

18.	Seal conduits leading to electrical equipment mounted on soffits, walls, and other locations below the grade of the serving junction box with an approved duct-sealing compound.

19.	Install expansion fittings in conduits that cross expansion joints.

20.	Install a polypropylene pull rope with a minimum 200-pound tensile strength in future use or spare conduits, and reinstall the plugs.  Double back at least two feet of pull rope into both ends of each conduit.

21.	The Contractor may install conduits larger than the sizes specified.  If used, it must be for the entire length of the run.  Reducing couplings or bushings are not allowed.  Complete work associated with installing conduits larger than specified without extra compensation.

22.	Clean existing conduits that will remain in service using a heavy-duty air compressor that delivers at least 125 cubic feet of air per minute at a pressure of 110 pounds per square inch.  Clean the conduits before pulling in new cables and after removing cables specified to be removed or replaced as follows:

a.	When the conduits contain cables that will remain in service, leave the cables in place during the cleaning, and

b.	Ream empty conduits with a mandrel or cylindrical wire brush before blowing them out with compressed air.

23.	When modifying existing conduit runs, complete the work as required for new installations using the same sizes and types of conduit.  When extending existing conduits, add no more than 90 degrees of horizontal bend to the extension.

24.	When installing a junction box in a continuous run of existing conduit, remove a length of conduit in each conduit run and complete the work of installing the conduits, elbows, and nipples as required for a new installation.

25.	When adjusting existing junction boxes to a new grade, remove cables and replace the nipples as required to provide the clearances specified for new installations.

26.	Remove the ends of abandoned conduits from junction boxes that will remain in service.

27.	When Plans call for connecting polyethylene conduit to RMC use an electrofusion coupler rated for direct bury application.  The coupler must be rated for same wall thickness as the adjoining conduits.  Thread the ends of the RMC with the same number of threads as found on the factory threaded ends of RMC.  Ream the inside of conduit ends cut in the shop or field to remove burrs and sharp edges.

- Replace subsection 660-3.04 with the following:

660-3.04 JUNCTION BOXES.  Install precast reinforced concrete junction boxes of the types specified.  For junction boxes that contain traffic signal conductors, furnish cast iron lids with the word TRAFFIC inscribed into them.  For junction boxes that contain lighting conductors exclusively, furnish cast iron lids with the word LIGHTING inscribed into them.

- Junction Box Location

When shown, install junction boxes at the station and offset locations specified.  When lateral locations are not specified, install junction boxes 8 feet from the face of curb or edge of pavement.  If the 8 feet offset falls:

1.	In a pedestrian facility separated less than 7 feet from the roadway face of curb or edge of pavement, increase the offset and install the junction boxes on the backside of the facility.  When lacking the right of way to install junction boxes outside the pathway, install at locations as directed, avoiding curb ramps, curb ramp landings, and the middle of walkways.

2.	In a pedestrian facility separated at least 7 feet from the roadway face of curb or edge of pavement, reduce the offset and install the junction box next to the facility.

3.	Outside the right of way, install the boxes just inside the right of way line.

4.	In a raised median, install junction boxes near the center of the median.

5.	In a ditch bottom or area that collects drainage, install the junction boxes at locations as directed.

6.	Behind guardrails that shield slopes steeper than 3:1 (a horizontal to vertical ratio), install junction boxes between posts and at least 5 feet back from the face of rail.

7.	On top of underground utilities or storm drains, install the junction boxes at locations as directed.

Longitudinally, install junction boxes adjacent to the loop detectors or pole they serve, except avoid installing type 1A junction boxes in driveways and in locations subject to use by heavy trucks.  When shown near the ends of medians, install junction boxes at least 10 feet from the median end.  When the offsets for electroliers and flashing beacon posts place them near the junction boxes that serve them, install the junction boxes on the side of the electroliers and posts downstream of traffic flow.

- Limitations

Limit the distance between adjacent junction boxes to the following dimensions:

1.	400 feet for conduits that contain signal interconnect cable only.

2.	300 feet for conduits that exclusively contain two loop lead-in cables.

3.	300 feet for conduits that contain a single cable other than signal interconnect.

4.	190 feet for conduits that contains more than one cable.

When establishing junction box spacing a bare ground conductor is not considered a cable.

If the preceding limitations require installing additional junction boxes not shown on the Plans, the Engineer will pay for them as extra work; otherwise, installing additional junction boxes will be at the Contractor’s expense.

After grading the roadside, vertically adjust those junction boxes that do not conform to the following criteria.  In unpaved areas that will not be seeded, in areas adjacent to pedestrian facilities, and in paved medians, install the tops of junction boxes 1 inch below finished grade.  In seeded areas, install the tops of junction boxes to 2 inches below the seeded surface.

Bond junction box lids to an equipment-grounding conductor according to subsection 660-3.06.  Attach the jumpers to the lids with brass or stainless steel hardware.

Install a stone drain under each junction box.  Drains shall consist of coarse aggregate for concrete that conforms to subsection 703-2.02.  Minimum drain dimensions include an 18-inch depth and a length and width equal to those of the junction box it drains.  Compact the aggregate material as directed to prevent junction box settlement.

In every new and reused junction box, install an electronic marker that consists of an antenna encapsulated in a 4-inch diameter red polyethylene ball.  Furnish markers that conform to the American Public Works Association standards for locating power.  Markers shall respond to locator devices up to 5 feet away, work at all temperatures, and contain no internal power source.  Supply two of the locating devices.  Deliver one to MOA Signal Electronics and the other to MOA Street Light Maintenance.

660-3.05 WIRING.  Delete the second paragraph in its entirety and substitute the following:

- Conditions

Do not pull conductors into conduits until the following conditions are met:

a.	The prescribed clearances around conduit ends are provided,

b.	Crushed rock sumps are installed under junction boxes,

c.	Conduit ends protrude above the bottom of junction boxes within the prescribed range,

d.	New conduits are free of material that became lodged in them during the completion of the work,

e.	Reused conduits are cleaned according to subsection 660-3.03,

f.	Junction boxes are set to grade, and

g.	Grounding bushings are installed on the ends of metallic conduits.

- Delete item 3 in its entirety and substitute the following:

3.	Pull, as a unit, the conductors specified to be installed into clean conduits, leaving existing conductors that will remain in service in place.

- Add the following line to Table 660-1 under subitem a of item 9.

| - LOOP DETECTOR NUMBER | - COLORED PAIR |
| --- | --- |
| Usually a spare pair | Orange and Black |

Delete items 11 and 12 in their entirety and substitute the following:

11.	Encapsulate illumination cable splices in rigid 2 piece plastic molds filled with an insulating and sealing epoxy resin.  Furnish molds large enough to complete the splices and encase the cable jackets in the epoxy resin.  Furnish molds rated for 600 volts AC operation and feature fill and vent funnels for epoxy resin.  Fill the splice mold bodies with epoxy resin that is resistant to weather, aromatic and straight chain solvents, and that will not sustain combustion.

When approved by the Engineer, 1 splice may be used in the following cases:

a.	An in-line splice may be used when a planned cable run exceeds the length available from the manufacturer on a single spool of cable.

b.	In a run of 1,000 liner feet or more.

When a cable is spliced it shall occur within an appropriately sized j-box or in the base of an electrolier designed for said splice.

12.	Encapsulate loop lead-in and telemetry cable splices in rigid, transparent, PVC molds filled with reenterable polyurethane electrical insulating and sealing compound.  Furnish splice kits rated for 1000 volts AC operation and direct burial.

Provide reuseable four piece molds that are held together with stainless steel hose clamps.  Two pieces form a cylinder and two flexible end caps seal the ends and allow the conductor entry.  Use molds with dimensions suitable for the splice made, encase the cable jackets, and have fill and vent funnels.

Insert a loose woven polyester web that allows a full ¼ inch of insulating compound to flow between the splice and the inside of the mold.  Fill the PVC molds with reenterable polyurethane electrical insulating and sealing compound that cures transparent, is nontoxic, is noncorrosive to copper, and does not support fungi or mold growth.

- Add the following items:

18.	Retrofit reused poles with new tap wires, fused disconnect kits, and fuses.

19.	Whenever conductors cannot be terminated as specified in the Plans in circuit breakers due to size, splice a piece of No. 8 AWG power conductor onto the end of each conductor using an overlap type, irreversible compression connector.  Insulate the splice with heat shrink tubing.  Complete the splice in the space between the top of the load center foundation and the bottom of the cabinet.  Limit the length of the No. 8 AWG conductor to 5 feet.

20.	Cap spare lighting conductors in the pole bases and load centers by cutting the wire flush with the end of the insulation and bending the conductor back against itself and securing with 3 layers of electrical tape to prevent a possibility of making contact with ground or current carrying conductors.

- Replace subsection 660-3.06 with the following:

660-3.06 BONDING AND GROUNDING.  Bond and ground branch circuits according to the NEC and the following requirements.  Make noncurrent carrying but electrically conductive components, including: metal conduits, junction box lids, cabinets, transformer cases, and metal posts and poles, mechanically and electrically secure to an equipment grounding conductor.  Make fixtures mounted on metal poles, including signal components and luminaires, mechanically and electrically secure to the pole.

Install grounding bushings with insulated throats on the ends of metallic conduits.

Install a bare stranded copper wire for the equipment grounding conductor in conduits, except those conduits installed for future use.  Install size 8 AWG conductors, except in those conduits that contain circuit conductors larger than 8 AWG.  In this case, install a wire equal in size to the largest circuit conductor.  Attach the grounding conductors to the grounding bushings, leaving 12 inches of slack between each bushing.  Connect grounding conductors together using irreversible compression type connectors to form a fully interconnected and continuous grounding system.

Retrofit existing spare conduits that will contain new cables exclusively with new grounding bushings.  When the Plans require installation or removal of conductors from existing conduits, retrofit with new grounding conductors sized according to the preceding paragraph.

Bond junction box lids to the grounding conductor using copper braid with a cross sectional area equal to an 8 AWG conductor and eyelets spaced at 6-inch intervals.  Connect bonding jumpers to the grounding conductors using irreversible compression type connectors.  Replace missing or damaged conduit and junction box lid bonding jumpers.

Join the equipment grounding conductors from the conduits to the 4 AWG grounding electrode conductor using irreversible compression connectors at Portland cement concrete foundations.  For pile foundations, attach the equipment-grounding conductor from the conduit to the pile cap adapter with a listed mechanical grounding connector.

When installing signal poles, signal posts, and lighting standards with frangible coupling bases, run a 5 feet long grounding conductor from the grounding bushing on the conduit to the grounding lug located in the hand hole of each pole.

Ground one side of the secondary circuit of a transformer.

Install a ¾ inch by 10 feet copper clad ground rod inside each controller cabinet foundation and a 6 AWG bare stranded copper wire for the grounding electrode conductor.

When routing a new conduit into an existing junction box or replacing an existing junction box, improve groundings in new and existing conduits to current specifications.

660-3.07 TRAFFIC CONTROLLER ASSEMBLIES.  In the second subparagraph revise the first sentence to read: At the time the controller assembly is delivered submit the following for each assembly:  and add the following to the last sentence (1 paper copy and 1 electronic copy in Adobe pdf format).

- In the third subparagraph replace “3.5 inch floppy” with “compact”

- Replace subsection 660-3.08 with the following:

660-3.08 SIGNAL AND LIGHTING INSTALLATION REQUIREMENTS.  Install signal and lighting equipment according to the details shown on the Plans and the following:

Apply anti-seizing compound to the following fasteners:  frangible couplings, mechanical grounding connectors, bolts that secure hand hole covers and signal mounting hardware to poles and mast arms.  Remove the fasteners from luminaire mounting brackets, fused disconnect kits, grounding bushings, and signal faces which secure the visors, and apply anti-seizing compound to these fasteners before completing the installation.

Before passing conductors through the holes made in posts, poles, and mast arms for wireways, remove the burrs and sharp edges from the inside and outside of these holes.

Until each traffic signal and/or flashing beacon goes into operation, keep the vehicular and pedestrian signal faces covered with beige colored canvas shirts sized to fit the signal faces shown in the Plans.  Each signal shirt shall feature elasticized openings that fit over the visors and at least two straps to secure it to the signal.  Provide shirts with a legend that reads “out of service” and a center section that allows an operator to see the indications during system tests.

When not shown in the Plans, determine the shaft lengths of lighting and signal poles and signal mast arm connector plate locations to provide the plan mounting heights of luminaires and traffic signal heads.

Furnish work to install foundations for relocated poles, including: conduit, excavation, reinforcing steel, Class A concrete, anchor bolts, nuts, and washers.

1.	Electrolier Installation.  Before installing electroliers, check the socket position of each luminaire to verify it matches the position indicated in the instructions for the light distribution type shown on the Plans.

Install electroliers with mast arms with a slight rake by plumbing the side of the pole opposite the mast arm.  After the pole has been plumbed, level the luminaire as recommended by the manufacturer.

Install electroliers without mast arms with the centerline of the pole plumb.

2.	Signal Pole Installation.  Install signal poles with a slight rake by plumbing the side of the pole opposite the mast arm just above the base plate.  Tighten the nuts on the anchor bolts as described in subsection 660-3.02k.

Cover the gap between the foundation and base plate by installing a metal skirt around the base plate, secured with stainless steel sheet metal screws.

3.	Vehicular Signal Head Installation.  With two-piece mast arms, do not install signal heads within 12 inches on either side of the slip type field splice.

Attach each side mounted terminal compartment with two ½” x 13 bolts, with washers, threaded into holes tapped into the side of the pole at the location shown on Standard Drawing T-30.  Install the vertical pipe members plumb.

When installing 5-section vertically stacked signal heads on the sides of poles, secure the vertical pipe to the pole using a steel conduit hanger mounted 6 inches below the top horizontal pipe.

Aim through phase vehicular signal faces at a point located a distance from the face as shown in Table 660-2.  If two through signal faces are not visible from this point at a height of 42 inches above finished grade, consult the Engineer for corrective measures.

| - TABLE 660-2 THROUGH PHASE SIGNAL FACE AIMING POINTS |  |
| --- | --- |
| 85th Percentile Speed (mph) | Minimum Visibility Distance (feet) |
| 20 | 175 |
| 25 | 215 |
| 30 | 270 |
| 35 | 325 |
| 40 | 390 |
| 45 | 460 |
| 50 | 540 |
| 55 | 625 |
| 60 | 715 |

4.	Pedestrian Signal and Push Button Installation.  Orient pedestrian signal faces at the center of the crosswalk on the opposite side of the street.  Attach each clamshell bracket with two ½” x 13 bolts threaded into holes tapped into the side of the pole.  Install a spacer, furnished by the bracket manufacturer, on each bolt.

Install the push button on the crosswalk side of the pole.  Install R10-3B (R or L) push button signs above each push button.  Furnish signs with the arrow pointing in the direction of the appropriate crosswalk.  When channel is used for mounting push button signs, tap the top and bottom sign bolts into the pole.

5.	Flashing Beacon Installation.  When the Plans specify using the flasher in a signal controller cabinet to energize beacons, furnish a two pole, fused block with built in fuse pullers and two fuses to protect the flasher.  Furnish and leave 5 feet of cable in the cabinet.  Others will install the fused block and terminate the beacon cables.

6.	Wood Pole Installation.  Place the poles in the ground to at least 6 feet deep.

After setting each pole in the ground, backfill the space around the pole with selected earth or sand, free of rocks 4 inches and larger, or deleterious material.  Place the material in layers approximately 4 inches thick and thoroughly compact them with mechanical tampers.

Furnish poles that provide a minimum vertical clearance of 21 feet between the pavement and low point of overhead conductor.

660-3.09 MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS.  Delete this subsection in its entirety and substitute the following:  This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the contract.  The work includes: locating, repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned according to the following specifications.

If the existing lighting systems are not kept fully operational as specified herein, the Engineer will reduce the payments under Item 660(22) Illumination Price Adjustment.

Furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities at the Preconstruction Conference.  Make this person available at times until the date of Acceptance for Traffic and Maintenance and provide labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When beginning work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include replacing defective equipment or repairing equipment damaged before the transfer of maintenance responsibility.  Therefore, before starting work on the project, inventory the condition of the existing equipment with the Engineer and document the damaged and defective equipment.  If beginning work before providing the Engineer with an inventory, the Contractor waives the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep components of the existing and temporary electrical systems operational during the progress of the work, except when the Engineer allows shutdowns to alter or remove the systems.  The Engineer will consider these systems operational when no damaged or defective equipment is found in service, components are clean, located, and aligned as specified herein, and photoelectric controls operate the lighting systems.  The State will pay for electricity used to operate the systems, if the public benefits from their operation.  Furnish replacement equipment compatible with equipment used in the Central Region.

Begin work to repair, replace, adjust, realign, clean, and/or relocate components of an affected system within one hour when ordered by the Engineer.  If work is not complete, the Engineer may have outside forces complete the repairs and deduct the amount billed from monies due the Contractor.

Records.  When working on a traffic signal system, print a record of work performed in the diary found in each controller cabinet.  Make sure each entry includes

1.	The dates and times beginning and completing work, and the names of the crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to the hours traffic restrictions allowed in subsection 643-3.08, Construction Sequencing.  During shutdowns, use flag persons to control traffic.  Provide local traffic enforcement and maintenance agencies 24-hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways remain open to traffic and the work includes modifying the existing lighting systems, energize the modified circuit by sunset on the same day the Contractor retires the original circuit.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever reducing clearance from the traveled way to less than 6 feet.

Alignment.  During the various phases of construction, shift the signal heads to keep them aligned horizontally and vertically with the approaches according to the following:

1.	For overhead signals located 53 feet and more from the stop line, maintain 17.5 feet to 21.5 feet of clearance between the traveled way and the bottom of each signal.  For closer signals refer to the MUTCD for maximum clearances.

2.	For side mounted signals, maintain nine feet to 11 feet of clearance between the traveled way and the bottom of the signal.

3.	Align overhead signals controlling a single lane with the center of the lane.

4.	Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

5.	When the horizontal angle to the side mounted far right signal exceeds 20o, relocate this signal to an overhead location.  Measure the angle 10 feet back from the stop line on the lane line between the two farthest left through lanes.

i.	With two or more through lanes, center one signal head over each lane.

ii.	With one through lane and protected permitted signal phasing, leave the five section signal over the lane line and center the signal to be relocated over the through lane.

iii.	Otherwise, install the relocated signal 8 feet to the right of the signal centered over the through lane.

6.	For pedestrian signals, maintain 7 to 9 feet between the traveled way and the bottom of each pedestrian signal.

7.	Aim signal heads according to Table 660-2 found in subsection 660-3.08, Signal and Lighting Structures.

When no longer required, salvage original and Department provided equipment according to the Plans and item 6, Salvaging or Reusing Electrical Equipment, found in subsection 660-3.01, and remove other materials used in the temporary systems from the project.  Vehicle detection will be required in a temporary signal system, unless allowed by the MOA Traffic Department.  The Contractor shall coordinate all signal work with the MOA Traffic Signal Section or the assigned designee at 343-8355.

- Add the following subsection:

660-3.10 SIGNAL SYSTEM TIMING AND ADJUSTMENTS.  The Engineer will use Municipality of Anchorage (MOA) signal maintenance personnel for certain work inside controller cabinets.  Before MOA personnel arrive to terminate conductors, ensure terminal connectors are attached to conductor ends and paired loop detector conductors and cables are labeled as specified in subsection 660-3.05, Wiring.  On projects outside the MOA, send controller equipment to the MOA for testing and complete work specified inside controller cabinets.

Controller Cabinet Preparation.  Ship the traffic controller cabinet(s) and equipment to the Municipality of Anchorage Traffic Signal Electronics Shop at 3650 East Tudor Road, Building C.  MOA will inspect cabinet wiring, burn in signal equipment, customize cabinets for desired operation, and test the equipment according to subsection 660-3.07, Shop Tests.

1.	Loop Detector Wiring.  Municipality of Anchorage Traffic Signal Maintenance (MOA Signal Maintenance) will test and connect paired loop detector conductors to the terminal blocks.

2.	Control Cable Wiring.  When modifying an operational signal system or controller assembly, MOA Signal Maintenance will connect control cables within the controller cabinet to the terminal blocks.

3.	Timing Adjustments.  During construction, MOA Signal Maintenance may adjust the system and intersection operational timing to accommodate project conditions.

4.	Interconnect Wiring.  MOA Signal Maintenance will test and connect interconnect wiring to the terminal blocks.

660-4.01 METHOD OF MEASUREMENT.  Add the following:

Item 660(22) Illumination Price Adjustment.  By the mile for each roadway with all or part of its illumination system inoperative.  A divided roadway is considered one roadway.  Ramps are considered a separate roadway.  The Engineer will measure each unlit section less than one mile long as one mile.

660-5.01 BASIS OF PAYMENT.  Add the following:  The Engineer will pay Item 660(26) Signal System Timing and Adjustments, based on paid receipts plus 15 percent for authorized work performed by the Municipality of Anchorage.  A directive will not be required to initiate payment for work performed under Item 660(26).  Pay costs of the Municipality retesting equipment that fails to comply with the Plans and Specifications.

The amount bid for an item shall include full compensation for:

a.	Excavation, bedding, and backfill to install the components shown in the Plans.  Dewatering excavations is subsidiary to completion of the excavation work.

b.	Removing and repairing existing improvements to complete the work, unless other items in the contract cover the repairs.

c.	Work associated with installing loop detectors, including:  saw cutting, asphalt removal, aggregate base course, tack coating, and installing new asphalt concrete.

The Engineer will pay for the disposal of surplus and unusable excavation and for imported backfill and bedding material at respective contract unit prices, or as extra work if the contract does not include these items.

The cost of repairing damage to finishes on new equipment is subsidiary.

The cost of maintaining the existing and keeping the temporary electrical system fully operational is subsidiary to 660 items included in the Contract.

For each mile of roadway with existing lighting systems that is not kept fully operational, the Engineer will deduct $1,275.00 per day from the payments due the Contractor.

Payment will be made under:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 660(1A) | Traffic Signal System Complete at Elmore Road | Lump Sum |
| 660(1B) | Traffic Signal System Complete at 63rd Avenue | Lump Sum |
| 660(1C) | Plumbing for Future Traffic Signal at Spruce Street | Lump Sum |
| 660(1D) | Traffic Signal Modifications at Lake Otis Parkway/East Dowling Road | Lump Sum |
| 660(26) | Signal System Timing and Adjustments | Contingent Sum |

R66USC04(4/17/07)

- Add the following section:

SECTION 661

eLECTRICAL LOAD CENTERS

Standard Modification

661-2.01 MATERIALS.  Under Item 1, change title by removing “Materials on the Approved Products List” and replace with Materials on the Qualified Products List.  E36(01/27)

Special Provisions

- 661-2.01 MATERIALS.  Add the following under Load Center:

- Requirements

Use the following load centers to energize the temporary lighting and signal systems.  Provide work needed to modify load centers to provide functional temporary lighting and signal systems according to the NEC.

1.	Permanent load centers installed in their plan location.

2.	Existing load centers scheduled to remain intact until completion of the project.  Relocate and reuse existing load centers only if approved.

3.	Approved temporary load centers with photoelectrical controlled lighting circuits.  Provide a temporary load center when retiring an existing load center that is not approved, and when approved load centers are unavailable.

Approved load centers include load centers UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "Suitable for use as service equipment".

Under Meters, add the following: Furnish meter sockets and landing pads rated for 200 ampere services.

Add the following: Ground Rods.  Furnish one-piece 3/4-inch diameter by 10 feet long copper clad steel rods.

Ground Rod Clamps.  Furnish one piece bronze clamps with a hex head setscrew that are suitable for direct burial and for use with copper clad ground rods.

- Under Photoelectric Controls, delete the first sentence and substitute the following:

Use three wire photoelectric controls that directly switch a circuit from one conductor to another.  Furnish two-piece photoelectric controls that consist of a plug-in photoelectric control unit and a locking type receptacle set in a cast aluminum adapter.

Furnish photoelectric control units that consist of a light sensitive element connected directly to a normally closed, single-pole, single-throw control relay free of intermediate amplification.  For highway lighting, use horizontal or zenith type sensing units that:

a.	Operate at voltages between 120 and 277 volts AC, 60 Hz,

b.	Handle loads up to 1,800 volt-amperes

c.	Operate at temperatures from -40°F to +150°F

d.	Consume less than 10 watts of power

e.	Feature a 3-prong, EEI-NEMA standard, twist-lock plug

f.	Turn-on between 1 and 5 foot-candles and turn-off at light levels between 1.5 and 5 times those at turn-on.

Measurements must meet the procedures in EEI-NEMA Standards for Physical and Electrical Interchangeability of Light-Sensitive Control Devices Used in the Control of Roadway Lighting.

Receptacles.  Furnish twist-lock-type phenolic resin receptacles set in one of the following cast-aluminum adapters.

a.	For photoelectric controls installed on signal poles and load centers, furnish a mounting adapter with a threaded connection that fits conduit outlet bodies threaded for ½-inch rigid metal conduit, General Electric model MB-PECTL or approved equal.

b.	For photoelectric controls installed atop lighting poles (with mast arms), furnish a pole top adapter:  equipped with a terminal block, made to slip over the ends of poles 3½ to 4½ inches in outside diameter, and secured by set-screws, General Electric model PTA-PECTL or approved equal.

Furnish 3-inch wide screens that reach the top of photoelectric control units to prevent artificial light from interfering with normal photoelectric control operation.  Furnish screens constructed of 0.063-inch minimum thick aluminum meeting ASTM B209, alloy 3003-H14.

Under Equipment List(s) and Drawings, replace item 1 and the last sentence in item 3 with the following:

1.	Materials on the Approved Products List: The Approved Products List does not apply to the 661 items.  Provide catalog cuts of materials to the Engineer for review and approval.

3.	Materials Not Requiring Certification: Only submit these materials for review and approval if they are included on the Materials Certification List (MCL).

661-3.01 CONSTRUCTION REQUIREMENTS.  Delete the eleventh paragraph, and substitute the following:  Install two ground rods at least 6 feet apart at each load center.  Connect the neutral bus to the ground rods with a soft drawn bare copper conductor sized per the NEC, 6 AWG minimum.  Bond non-current carrying metal parts in each load center to the ground bus.  At Type 1 load centers, install one ground rod inside the base, readily accessible though the removable cover, and the second ground rod outside the base.  Route the grounding electrode conductor to the second ground rod through one of the knockouts.

Delete the twelfth paragraph, and substitute the following:  Install photoelectric controls at the locations indicated.  Orient photoelectric control units to face the north sky.  Install a screen to prevent artificial light from interfering with normal photoelectric control operation.

For photoelectric controls installed on load centers, install a Myers hub in a cabinet wall shielded from traffic.  To the hub, attach an assembly that consists of a type LB conduit body, a length of conduit, and a type C conduit body.  Fabricate the conduit at least 3 feet long and locate the photoelectric control a foot above the top of the load center.  Mount the photoelectric control adapter on the type C conduit body.  Install a conduit hanger to brace the top of the conduit.

For photoelectric controls installed on signal poles, install a Myers hub in the center of the rain cap.  Attach a Type C conduit body to the hub with a close nipple.  Mount the photoelectric control adapter on the conduit body.  Use five conductor 14 AWG wire to connect the photoelectric control to the load center.

For photoelectric controls installed on electroliers, install a pole top adapter.  When the photoelectric control is on a lighting standard with a slip base or frangible coupling style base, use an approved breakaway disconnect in the base of the light standard.  Restrain the cable in a similar manner as the illumination cable in the pole base.  Use five conductor 14 AWG wire to connect the photoelectric control to the load center.

661-5.01 BASIS OF PAYMENT.  Add the following:  Include payment for the following work in Item 661(3) Load Center, Type 2.

1.	Removing existing load centers being replaced with new load centers, their foundations, and ground rods.

2.	Paying fees charged by the serving utility for disconnecting, reconnecting, and acquiring new services.

Payment of fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection shall be considered incidental to the Section 661 items.

Standard Modification

661-2.01 MATERIALS.  Under Item 2, change title by removing “Materials Not on the Approved Products List” and replace with Materials Not on the Qualified Products List.  E36(01/27)

- Add the following section:

SECTION 662

SIGNAL INTERCONNECT

Special Provisions

662-1.01 DESCRIPTION.  This item consists of the work required to furnish and install signal interconnect in conduit between the controller assemblies shown on the Plans along the route indicated or on a route as directed by the Engineer.

662-1.02 REGULATIONS AND CODE.  Complete the work according to these Specifications and Section 660, Signals and Lighting.

662-2.01 MATERIALS.  Submit the materials for review and approval according to the requirements of Item 1 Equipment List and Drawings of subsection 660-2.01 Materials.

A the responsible maintenance organization, MOA requires that 2-in rigid metal conduit (RMC) be used for all existing portions of the interconnect system that is being intercepted and rerouted.  Furnish a 25-pr #19 telephone cable conforming to REA Specification PE-39 for the interconnect cable.

662-2.03 JUNCTION BOX.  Furnish precast, reinforced concrete junction boxes conforming to the sizes and details shown on the Plans.  Install junction box lids made of cast iron.

662-3.01 CONSTRUCTION REQUIREMENTS.  The signal interconnect consists of cable, conduit, junction boxes, other necessary hardware required to complete the item, cable splicing, and the termination of conductors on terminal blocks.

Install RMC at least 30 inches below finished grade.

Install junction boxes at all abrupt changes in conduit alignment and on 300-foot maximum centers.  Angle points and curves with delta angles greater than 45 degrees constitute an abrupt change.  Install Type 1A junction boxes, except when splicing interconnect cables together.  Complete the interconnect cable splices in Type II or III junction boxes.  Complete the splices in accordance with Rural Electrification Administration (REA) Specification PC-2 for splicing telephone cables.  The Contractor shall determine the locations for making signal interconnect splices.  The Engineer, however, will not allow splices to be made at low points in the terrain or the bottom of sag vertical curves.  Keep splices in the interconnect cable to an absolute minimum and get the splice locations approved by the Engineer beforehand.

Furnish the controller cabinets with terminal blocks for the interconnect cable.

662-3.02 EXCAVATING AND BACKFILLING.  Backfill the excavations according to Section 204.

The Engineer will not allow ripping or plowing for installation of conduit.  Backfill around RMC with a 6-inch lift of material free of rocks exceeding a 1-inch maximum dimension.

662-4.01 METHOD OF MEASUREMENT.  The Engineer will measure signal interconnect by the linear foot from the center of junction box to center of the next junction box, following the slopes of the existing ground.

662-5.01 BASIS OF PAYMENT.  The contract unit price paid per linear foot for signal interconnect constitutes full compensation for furnishing work required to complete the work specified.  Terminal blocks for the interconnect cable shall be paid under Item 660(1) Traffic Signal System Modifications.  (DOWL02/22/08)

Payment will be made under:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 662(2) | Signal Interconnect System Modifications | Lump Sum |

SECTION 663

east dowling Signal interconnect system

- Special Provision

663-1.01 DESCRIPTION.  This item consists of the work required to furnish and install fiber-optic signal interconnect system as shown on the Plans along the route indicated or on a route as directed by the Engineer.

663-1.02 REGULATIONS AND CODE.  Complete the work in accordance with these Specifications.

663-1.03 TRAINING

Before the acceptance of the first shipment of conduit, training shall be provided for DOT and MOA engineering, maintenance and operations staff at the facility required for each participant.

Installation and maintenance training of conduit installation shall be provided for a minimum of 16 hours for at least 10 personnel with a background in conduit and cable installation.  The training shall include installation, preventive maintenance procedures, troubleshooting, and repair of all components.

663-1.04 INSTRUCTIONS AND GUARANTEES

One set of maintenance and repair manual shall be included with each project installation and submitted to MOA personnel through the Engineer.

No changes or substitutions in these requirements will be acceptable unless authorized in writing.

The supplied conduit shall carry a two-year warranty, from the date of project acceptance by MOA, to be free of defects.  The installer shall fully inspect the conduit before installation and within the warranty period.  The installer shall be fully responsible for the installation of defect free conduit and for the replacement of any conduit found to be defective due to improper construction or improper installation for two years after the Engineer’s acceptance of the project.

663-2.01 MATERIALS.  Submit the materials for review and approval per the requirements of item 1, Equipment List and Drawings of subsection 660-2.01, Materials.

663-2.02 POLYETHYLENE DUCT SYSTEM.  Install a polyethylene duct system in which to pull the interconnect cable.  The Department will not permit the installation of the polyethylene conduit in a plowed trench.

Furnish a Type III polyethylene duct made from ultra high molecular weight, high-density, polyethylene (PE) pipe, with a tensile yield strength of 3,200 psi when tested in accordance with ASTM D638.

Furnish fittings used in the duct system such as elbows, etc., made from the same type polyethylene as the duct.  Fuse connections using the manufacturer’s recommended procedure and equipment.

- Keep junction boxes and ends of conduit covered unless you are pulling conductors.

Mark underground conduits with a continuous strip of polyethylene marker taped.  Furnish marker tape with a black legend on a red background that is 4 mil thick and 6 inches wide.  Install the tape 6 inches below finished grade.

Use care during compaction operations to prevent damage to the junction boxes and conduits.  Remove and replace items damaged during the backfill and compaction operations at no additional cost to the Department.

After testing and installing the conductors, plug conduit openings with duct seal to prevent water from entering the duct system.

663-2.03 FIBER-OPTIC CABLE

Cable shall be suitable for placement in an underground duct and shall conform to:

	United States Department of Agriculture Rural Utilities Service (RUS) standard 7 CFR 1755.900.

	Department of Agriculture Rural Electrification Administration (REA) Bulletin 1753f-601 (PE-90) dated August 4, 1994, and these specifications.

	National Electrical Code (NEC) Article 770; NFPA-National Fire Protection Agency.

	Telecommunications Industry Association/Electronic Industries Association (TIA/EIA) FOTP-Fiber-optic Test Procedures

Fiber-optic Cables shall be loose tube and all-dielectric (no metal armor or conductive material) construction.  Optical fibers shall be contained in kink resistant buffer tubes.  Each cable shall be equipped with 2 buffer tubes stranded around an anti-buckling central strength member using a reverse oscillation or “SZ” stranding process.

Each buffer tube shall consist of 6 fibers and shall have an inside diameter much larger than total diameter of the fiber it supports.  Buffer tubes may have up to 12 fibers where specified in the plan.

Fillers are allowed in the cable to achieve cable cross-section symmetry.

All cable fibers shall be usable and shall be sufficiently free of surface imperfections and inclusions to meet or exceed the optical, mechanical, and environmental requirements contained in this specification.

Each optical fiber shall consist of a doped silica core surrounded by a concentric silica cladding.

Fibers shall contain no factory splices.

Fiber coating shall be a dual-layered, UV cured acrylate applied by the fiber manufacturer.  The coating shall be mechanically or chemically strippable without damaging the fiber.

Repairs to the fiber coatings are not allowed except as determined by the Municipal Traffic Signal personnel at designated splice locations.

A water-blocking gel shall displace the voids between the buffer tubes and void areas around the individual buffer tubes to prevent water entry.  The gel shall be non-nutritive, electrically non-conductive and homogeneous and shall facilitate free movement of the fibers within the tubes such that mechanically or environmentally induced stress on the cable is not induced in the optical fibers.  The gel shall be free of dirt or foreign matter and shall be readily removable with nontoxic solvents.

Two (polyester or aramid) yarn binders shall be applied contra-helically with sufficient tension to secure each buffer tube layer to the central strength member without crushing the buffer tubes.  The binders shall be non-hygroscopic, non-wicking, and dielectric with low shrinkage.

Tensile strength shall be provided in the cable by a combination of high tensile strength yarns helically stranded around the cable core.  High tensile strength yarns shall be wrapped helically around the buffer tubes before the application of the outer jacket (sheath).

Individual buffer tubes and optical fibers shall be distinguishable by means of distinct and recognizable color-coding in accordance with TIA/EIA-598-B, “Optical Fiber Cable Color Coding.”  The colors shall be stable during temperature cycling and not subject to fading or smearing onto each other or into the gel filling material.  Ensure colors do not cause fibers to stick together.

Distinguish each fiber and buffer from others by means of color-coding according to the following:

| 1. Blue | 5. Slate | 9. Yellow |
| --- | --- | --- |
| 2. Orange | 6. White | 10. Violet |
| 3. Green | 7. Red | 11. Rose |
| 4. Brown | 8. Black | 12. Aqua |

For cables containing more than 12 buffer tubes, use the color code shown above for tubes 1 through 12, and use stripes or tracers in conjunction with the standard color code for tubes 13 through 24.  Colors shall not fade or smear onto each other or into gel material.  Colors shall not cause fiber to stick together.

The outer jacketing (sheath) material shall be applied directly over the high tensile strength yarns.  The minimum nominal jacket thickness shall be 55 mils.

The outer jacket material shall be a medium density polyethylene (MDPE) conforming to ASTM D1248, Type II, Class C, Category 4 or 5, Grade J4.  The light absorption coefficient, when measure in accordance with ASTM D3349, shall be a minimum of 400 at a wavelength of 375 nanometers.

The polyethylene jacket (sheath) shall contain carbon black to provide ultra-violet light protection.  The jacket material shall be fungus inert as described in ASTM G21.

The jacket shall be free of any holes, splits, or blisters.

The cable shall contain at least one ripcord under the sheath for easy sheath removal.

The shipping, storage and operating temperature range of the cable shall be –40oF to +160oF.

The fiber-optic cable shall withstand a maximum pulling tension of 600 lbs during installation (short-term loading) with no damage and 200 lbs (long term loading).  Tensions on the cables shall not be exceeded under any circumstances.

All Fiber-optic Cable on this project shall be from a current ISO9001 certified manufacturer who is regularly engaged in the production of these specifications for fiber-optic cable.

Fiber-optic cables shall be manufactured, tested, and prepared for shipping all by one single manufacturer; the same manufacturer shall provide for all fiber-optic cable and connectors called for on the project.

Cable slack shall be provided as listed in subsection, Construction Requirements.

All cable markings shall be approximately 1/8-inch (3 mm) nominal height, clearly legible and distinguishable, and made at 2-foot intervals to be used as length markers.  If initial markings fail to meet marking criteria (i.e., non-legible, incorrect spacing, spelling error, etc.), cables may be remarked to meet criteria.  Cable markings shall include:

	Cable ID

	Sequential numbers in whole foot or meter intervals to determine the length of the cable and amount remaining on the reel.

	Number of fibers

	“SM” (for Single Mode Fiber)

	“MOA Fiber”

663-2.04 FIBER-OPTIC DROP CABLE.  Drop Cable is defined as the assembly or pigtail consisting of fiber-optic cable, connectors, protective tubing and fan-outs (if required) and all incidental materials used for connectivity between a fiber trunk cable and field devices (i.e., signal controller, modems etc.).

Cable design and installation shall meet requirements for outdoor use as described in subsection, Fiber-optic Cable.

Optical jackets (3mm), where used, shall be yellow for single mode fibers.

No splices are allowed within the cable length.

Drop cables shall be factory assembled.

Non-connectorized ends shall be suitable for heat fusion splicing as described in the subsection, Splices.

Factory testing information of each Fiber-optic Drop cable (fully assembled) shall be provided for each connector/fiber.  The information shall be provided in test tags attached to individual or paired connector/fiber.

Drop cables shall be packaged individually within a plastic back marked clearly with the manufacturer’s part number.

Field testing information of each Fiber-optic Drop cable (fully assembled) shall in accordance with subsection, Field Testing and Performance of Fibers.  Documentation of testing shall be in accordance with subsection, Documentation of Testing.

- Fiber-optic drop cables shall be equipped with:

1.	Six (6) optical fibers or number as specified in the plan.

2.	Fiber-optic connectors that are:

a.	compatible with the equipment being used for fiber strands with preset usage.

b.	in accordance with subsection, Connectors.

c.	factory installed unless otherwise allowed by Engineer.

3.	Drop Cable Fan-out Kits:  heavy-duty Spider design.  Install fan-out kits for all connectorized ends to build up to 3 mm jacket.

4.	Tubing that is 900 µm or 3 mm fan-out as required by the application.

5.	Buffer tubes protected by the cable sheath or fan out kit.  Exposed buffer tubes are not acceptable.

6.	Individual fiber strands protected by aramid fiber tubes

7.	Minimum tubing length:  (left blank intentionally)

663-2.05 SINGLEMODE OPTICAL FIBERS.  Single mode (SM) fibers utilized in the cable shall be fabricated from 100 kpsi proof stress glass and primarily composed of silica which shall provide a matched clad index of refraction (n) profile and the following physical and performance characteristics:

1.	Core Diameter: 8.3µm

2.	Maximum Attenuation: 0.4/0.25 dB/Km at 1310/1550 nm, respectively

3.	Maximum Dispersion:  < 3.2 psec/nm-km from 1285 nm to 1330 nm; < 17 psec/nm-km at 1550 nm

4.	Dispersion Wavelength (ZWD): 1301.5 to 1321.5 nm

5.	Zero Dispersion Slope:  0.092 ps/nm2-km

6.	Cladding Diameter: 125 +/- 1.0 µm

7.	Core-to-Cladding Offset (concentricity): < 0.8 µm

8.	Cladding Non-Circularity:  < 1.0 percent

9.	Fiber Coating Diameter:  245 +/- 10  µm

10.	Secondary Coating:  900 µm (as specified for breakout cable/kits, distribution cable, pigtails and patch chords only)

11.	Fiber Colored Diameter:  250 +/- 10 µm nominal

12.	Mode-Field Diameter:  9.3 +/- 0.5 µm at 1310 nm; 10.5 +/- 1 µm at 1550 nm

13.	Attenuation Uniformity:  No point discontinuity greater than 0.10 dB at either 1310nm or 1550nm

14.	(Deleted Intentionally)

15.	Cutoff Wavelength:  <1260 nm

16.	Maximum End-to-End Attenuation per cable length:  (left blank intentionally)

17.	Fiber Light loss at 1310 nm and at 1550 (left blank intentionally)

18.	Maximum cable outside diameter:  (left blank intentionally)

19.	Fiber Polarization Mode Dispersion (PMD): 0.5 psec/km1/2

20.	Fiber Curl: (left blank intentionally)

21.	Proof Test:  All Optical fibers shall be proof tested by fiber manufacturer

22.	Attenuation at Water Peak:  The attenuation at 1383 ± 3 nm shall not exceed 2.1 dB/km.

23.	Numerical Aperture:  0.13

24.	Step Index

25.	Index of Refraction:  * at 1310nm, * at 1550 nm (* - left blank intentionally)

663-2.06 MULTI-DUCT CONDUIT

The construction and testing of the conduit shall comply with applicable the following industry standards:  Electronic Industry Standards (EIA/TIA), National Electrical Manufactures Association International (NEMA), Telegraph and Telephone Consultative Committee (CCITT), ASNSI, UL, ASTM, NEC and State Electrical Codes, and FDDI specifications.

The complete multi-duct sections including outer-ducts, inner-ducts and all spacers and connection parts shall be certified by the manufacturer as complete and free of defects.  The certification shall be submitted to Engineer.

Samples(s) of complete Multi-duct conduit system including one straight section and one rigid bend section each approximately one meter in length shall be supplied to MOA Traffic Department at 4700 Elmore Road, Anchorage, AK 99519 (907-343-8355).  MOA Traffic personnel may elect to waive the sample requirement.

Multi-duct conduit, where specified, shall provide for four (4) 1-1/4 inch-diameter inner-ducts into a 4-inch outer-duct.

All conduit and fittings shall carry UL label on each segment.

Inner-duct assembly shall consist of four PVC color-coded ducts.  If possible, cable installation for multi-cell conduit shall be in accordance with the following inner-duct color-coding:

| Orange | Mainline fiber-optic cable |
| --- | --- |
| Brown | Twisted Paired interconnect cable |
| Green | Drop fiber-optic or drop copper |
| Blue | Spare |

Conduit or inner-ducts with internal longitudinal raised ribs is acceptable to reduce pulling friction.  Connecting ribbed conduit to common internally smooth walled conduit is unacceptable.

All inner-ducts (including empty conduits for future use) shall be factory pre-lubricated.

Inner-ducts shall have a minimum burn through time of 90 minutes based on Bellcore TR-NWT-000365 standard using Coefficient of Friction Test.  The inner-ducts shall be pre-lubricated to meet the dynamic coefficient of friction of 0.072 according to Bellcore TR-NWT-000365 standard using MDPE jacketed fiber-optic cable.

PVC inner-ducts shall have a minimum inside diameter of 1.19 inches and a minimum wall thickness of 0.63 inches.  The four ducts shall be preassembled in the factory and inserted into the outer conduit.

All bend sections shall be rigid.

Bend sections shall be manufactured to prevent “burn through” damage due to friction when cables or pull ropes are installed.

Internal spacers shall be factory installed to hold the inner-ducts in proper spacing and alignment.  Spacers shall be molded from a high impact plastic, and shall be factory certified to withstand all handling pressures and stresses.  Spacers shall allow for expansion and contraction of inner-ducts relative to outer-ducts.  Glue shall not be required or used to hold the spacers in place.

Conduit couplings shall be provided to couple the following conduit combinations:

PVC to PVC outer-duct; PVC to Galvanized steel outer-duct.

Special termination kits shall be provided by the conduit manufacturer for terminating the conduit in manholes and vaults.  The kits shall seal ducts from contamination, rodents and flooding.  Kits shall be designed to fit the number and size of cable(s) within the conduit and shall allow cable entry and exit within vaults or manholes without inducing stress on the fiber-optic cable or damaging cable jacket.

Outer-duct shall have a longitudinal print line that denotes orientation of the conduit (i.e., “This Side Up”) for field connecting.  The outer-duct shall be marked with data to trace the plant location, date, shift, and machine used in the manufacturing process.

Multi-duct conduit systems shall provide mechanisms to ensure that conduit expansion and contraction stresses are normalized.

Multi-duct shall be packaged for shipment at the factory.  The conduit shall be assembled into manageable bundles.  Each section of conduit shall be shipped with protective caps over each end of the section.  Multi-duct that arrives at the job site without protective covers over both ends will be rejected by the engineer.

Conduit system shall allow for means of jetting or pulling through cable.

- PVC Multi-duct

PVC Multi-duct conduit is intended for underground installation only.

The entire multi-duct assembly, including spacers and straps (where needed) shall be all dielectric.

A No. 12-gauge stranded copper locate wire, green in color, shall be installed in the multi-duct conduit system.  The locate wire shall be approximately 4 feet longer than the run of conduit and shall be double back at least 2 feet at each raceway access point.  All locate wires entering manholes, vaults, or junction boxes shall be electrically connected together to provide a continuous locate signal throughout the conduit system for locating purposes.  (Verify with termination kits).

The outer conduit shall be a nominal 4-inch Schedule 80 PVC conduit (Schedule 40 where specified), suitable for direct bury, with an outside diameter of 4.75 inches and wall thickness of 0.337 inches.  The outer conduit shall conform to NEMA TC-2 and UL-651 standards.

The PVC material for inner and outer-ducts shall allow for the same rate of expansion and contraction.

Conduit, including bends, shall be designed to provide for connecting (coupling) a conduit section, with gasketed bell joint on one end of the outer conduit and each of the four inner-ducts, to another conduit section with spigot ends on the outer-duct and four inner-ducts.

For each conduit segment, the outer conduit bell end shall be 5-1/2 inches in diameter and shall extend 6 inches beyond the inner-duct ends.

Note Carlon spec says inner-duct PVC has to be glued to prevent separation of inner-duct from coupling during transportation and during expansion and contraction after installation.  Vender says it does not have to be glued.

Seals at the outer and inner-ducts shall be anti-reversing and watertight.

Assembly of the multi-duct shall be without the need for lubricants or cement.

The coupling shall be manufactured from a high impact thermoplastic, shall be factory assembled in the bell end of the outer conduit, and shall be supplied with lead-ins to facilitate assembly.  The couplings shall be designed and factory certified to handle normal expansion and contraction.

Each complete conduit section shall be identically keyed to provide for proper alignment of the inner-ducts.  The spigot end of the conduit section shall have a circumferential ring to assure proper depth engagement during connection.

Complete conduit sections, including outer conduit and inner-ducts shall be manufactured in 20-foot and 10-foot sections and shall have a mid body gasket to provide for watertight integrity.  The instillation instructions shall carry a warning that the installer shall not use unauthorized solvents on the conduit.

Multi-duct bends shall be rigid with a minimum 6-feet radius except when terminated at on-structure junction box or underground junction box locations.  Bends terminated at any junction box locations shall have a minimum radius of 3 feet.  Standard bend sections shall be available in lengths of 3, 4, 6, and 9 feet each with optional bend degrees of 11.25o, 22.5o, 45o, and 90o.

Multi-duct rigid bend sections, including outer conduit and high temperature burn through resistant inner-duct, shall be manufactured and shall be complete with bell and spigot connections as mentioned in this specification.

- Steel Multi-duct

The outer-duct shall be a nominal 4-inch galvanized steel conduit, suitable for exposed and underground installation and shall conform UL 6.  The outer-duct shall be manufactured from milled steel tubing with a wall thickness similar to schedule 40 pipe.

The outer-duct shall be hot dipped galvanized inside and out in accordance with ANSI C80.1 standards.  Galvanized coating shall be applied at a minimum of one ounce per square foot providing a minimum 0.0008-inch coating.

Steel Multi-duct shall be suitable for direct bury, installations on structures such as bridges, and installation in structures such as bridge abutments and wing walls.

The multi-duct, including bends, shall be designed to provide for connecting (coupling) one complete section of conduit assembly to the next section by use of a threaded end on the outer-duct(s).  The inner-ducts shall contain gasketed bell joint on one end, with spigot ends at the other end.  Multi-duct sections shall be designed to assemble spigot into bell for the inner-duct and by a threaded type connector for the outer-duct.

The spin coupling shall allow for means to keep coupling from backing of before and after installation.

Seals at the outer-duct and the inner-ducts shall be anti-reversing and watertight.

The coupling shall be manufactured from electro-galvanized steel, shall be factory assembled and shall be supplied with lead-ins to facilitate assembly.

Threads shall be coated with a zinc oxide metalizing.

Each complete multi-duct section shall be identically keyed to provide for proper alignment of the inner-ducts.

Multi-duct sections, including outer-duct and inner-ducts, shall be manufactured in 10-foot sections, and shall have a mid-body gasket to provide for watertight integrity.

Multi-duct bend sections, including outer-duct and high temperature burn through resistant inner-ducts, shall be manufactured, and shall be complete with bell and spigot on the inner-ducts.  The outer conduit rigid metallic conduit sweep elbows shall conform to UL 6.

- 663-2.07 FIBER-OPTIC MANHOLES

Manholes or vaults shall be spaced at intervals no greater than 2,500 feet (800 to 1,000 feet typical).  In extreme cases where conduit has no bend as permitted by the Engineer, 3,500 feet is allowable (conduit shall be lubricated with no bends).

Fiber-optic Manholes shall be installed at locations where the cumulative, conduit bends, measured from the last manhole, exceed 360 degrees.

Manholes are not required for change in conduit installation method.

Manholes shall not be greater than 5 feet in depth as measured from the manhole lid to the base.

Manhole covers shall be heavy duty to bear vehicle loading.

Two knockouts shall be provided on each sidewall of the manhole where the conduit does not enter.  Knockouts shall be sealed with an approved material that can be easily removed.

Manholes shall be located in the field to avoid drainage swells.

Manholes shall be offset a minimum of 2 feet from the conduit trench when communication conduit is located in the same trench as conduit intended for other purposes (i.e., electrical circuits).

- 663-2.08 MANHOLES

All openings in Type 1 manholes shall be cored or blocked out at the time of fabrication, or cored at the time of placement.  Where conduit is terminated in manholes, the coring or shall be no larger than 1/2 inch each side of conduit.

Manholes shall be constructed on top of 12 inches of No. 2 coarse aggregate.

Manholes shall have a 1-inch-diameter drain hole in the base.

Proposed manholes shall be fabricated with fiber-optic cable support assemblies in these specifications and as shown on the plans.  The cost to provide the fiber-optic support assemblies shall be incidental to manholes.

Manholes not placed in the roadway shall be placed in a manner that the cover will be flush with the final grass grade.  Manholes placed in the roadway or in a sidewalk shall be placed flush with the pavement.  Type M covers are required for manholes when installed within terrace, median or off-roadway areas.  Type K covers are required for manholes when installed in the roadway.

- 663-2.09 VAULTS

Work under this item shall consist of constructing a communications vault and vault lid in accordance with the details shown on the plans and as hereinafter provided.

The vault shall be 30 x 48 inches and shall have an effective height of 57 inches (1-24-inch tall stackable vault and 1-36-inch stackable vault with 3-inch overlap).

Finished grade of vaults shall be in accordance with pertinent sections of section 660-3.04, Junction Boxes.

The vault lid shall have a minimum design load of 15,000 pounds and shall have a permanently recessed logo that reads "TRAFFIC.”   The communications vault lid shall have two (2) 1/2-inch x 4-inch pull slots.  The lid surface shall have a coefficient of friction of 0.50 in accordance with ASTM C1028.

Steel rebar or mesh pieces shall be completely enclosed within the lid such that grounding is not required, locating under heavy snow is easily accomplished with a metal detector, and the steel does not add excess weight to the lid.  A minimum of one inch of cover shall be provided over the steel.

The vault and vault lid should be constructed of the polymer concrete material, "cosmopolite" and be gray in color.

Manufacturer approved gasketing to resist water from entering the communications vault shall be installed between the lid and the top 24-inch-deep stackable vault.

The vault lid shall be secured to the vault with two 3/8-inch 16 UNC stainless steel pentahead bolts with to lock the lid and shall also include the appropriate stainless steel washers.

A fiber-optic cable support assembly shall consist of multiple brackets, racks, and/or rails required to suspend the required surplus cabling and any splice enclosures for a single vault.  The support assemblies shall be recommended and approved by the manufacturer of the fiber-optic cable and splice enclosure.  The support assembly shall be made from or coated weather resistant material such that there is no corrosion of the supports.  The support assemblies shall be anchored to the existing vault using stainless steel hardware.  The fiber-optic cable support assemblies shall be incidental to the communications vault.

Void areas between openings and conduit shall be filled with self-curing caulking that will provide a permanent, flexible rubber which is unaffected by sunlight, water, oils" mild acids and alkali.  The caulking shall be mildew resistant and non-flammable.  The material shall provide a permanent bond between the conduit entering the vault and the polymer concrete.  The caulking shall be gray in color.

All openings in vaults shall be machined at the time of fabrication, as shown on the plans, or punch-driven at the time of placement.  Openings shall be sized to facilitate conduit called for in the plan.

Vault walls that receive only one or no conduits shall be provided with at least one 5-3/4 inch diameter knockouts for future multi-duct installation.  The knockouts shall be aligned across from each other to the extent possible.

663-3.01 CONSTRUCTION REQUIREMENTS

- Fiber-optic Cable

All splicing, testing and terminating of optical fibers shall be performed by a technician in accordance with subsection, Certified Fiber-optics Technician.

All fibers should be tested upon receiving cable.  The contractor shall assume full responsibility to cable that is damaged if testing is not performed after receiving cable.

Before installation, all cables shall be inspected to be free of damage (nail or staple holes, jacket tears, kinks, etc.), material, manufacturing defects, and dimensional non-uniformity that would:

1.	Interfere with the cable installation using accepted cable installation practices.

2.	Degrade the transmission performance and environmental resistance after installation.

3.	Inhibit proper connection to interfacing elements.

4.	Otherwise yield an inferior product.

Physical condition of the cable shall be recorded as outlined in subsection, Documentation of Field Testing.

Cable reel shall be inspected for nails, staples and other materials that might otherwise kink or damage the cable when unreeling.

Cable shall only be spliced at designated splice points as specified on the plan.

A detailed construction plan and installation procedure shall be submitted and approved by the engineer before cable installation.

Take all necessary precautions to protect reeled cable from possible damage while unattended.

Cable installation in conduit (duct) systems shall conform to Corning Cable Systems procedure SRP-005-011, “Fiber-optic Cable Placing-Duct,” or manufacturer approved methods of jetting or pulling.

Cable shall not be kinked or forced abruptly against conduit edge when pulling cable from conduit ends.  Cable feed systems (reels, rollers, guide, tubes etc.) shall be used to install or retrieve cable from conduit ends in vaults, manholes, or junction boxes.

When cable is installed by pulling,  a swivel and woven cable grip designed for fiber-optic cable shall be used.  Materials for lubricating shall be utilized when pulling.

Lengthy cables requiring multiple pulls shall be coiled in a “figure-eight” pattern at intermediated access points to avoid twisting of cable unless cable is assisted by jetting or winching.  The figure-eight patterns shall be approximately 15 feet in length.  Cardboard shims shall be installed between cable layers at the crossover of the “figure eight” to relieve pressure on the cable.

Fiber-optic cable lengths greater than 100 ft shall not be coiled in one continuous direction.

Cable shall be pulled in one continuous run.  Splicing is not allowed until the entire length of cable is installed.

Cable shall be pulled in multiple runs when 2 or more 90o bends occur in the run.  One continuous cable pull shall not contain more than one 90o bend.

Equipment shall be provided to monitor tensile forces on long cable runs.  Monitoring equipment shall measure-pulling tension as in occurs and record the maximum tension incurred during the pull.

Maximum tension (600 lbs) or minimum bend radii (20 x diameter of the cable with loading, 10 x cable diameter without loading) on the cable shall not be exceeding at any time.

Exposed cable shall be protected at all times from vehicular and public traffic.

If cable ends are exposed and unattended, cable caps shall be taped onto cable ends to prevent ingress of moisture into the cable.  If caps are not available and the duration of the exposed cable end is short, several wraps of tape shall be provided on the cable end.

Temporary aerial installation methods shall be consistent with Corning Cable Systems SRP-005-010, “Fiber-optic Cable Placing-Lashed Aerial” or a manufacturer approved methods.

Excess fiber cable slack shall be provided as follows:

1.	Approximately 100 feet per manhole and vaults containing splices

2.	65 feet per splice vault

3.	20 feet per junction box

4.	6 feet per controller cabinet.

Excess fiber cable slack shall be stored in junction boxes, vaults, and manholes on hooks in accordance with the plans.

Cable slack shall be neatly coiled around the inside perimeter of manholes, vaults and junction boxes and shall be supported cable brackets.  Cable slack shall be supported as to not interfere with access into manholes, vaults, or junction boxes.

The fiber-optic cable shall withstand a maximum pulling tension of 600 lbs during installation (short-term loading) with no damage and 200 lbs (long-term loading).  Tensions on the cables shall not be exceeded under any circumstances.

Manufacturer minimum bend radii for loaded and unloaded conditions shall not be exceeded under any circumstance.  If radii information is not available, minimum bend radii shall not exceed 20 times the diameter of the cable when loaded or 10 times the diameter of the cable unloaded (at rest).

All fiber-optic cable shall be installed with marking tape, copper wire tracer and above ground markers as required in subsection, Multi-duct Conduit.

- Vaults

Vaults shall not be placed near drainage collection areas or where vehicle traffic is anticipated.

To the extent possible, vaults shall be placed so that they are accessible by service vehicles driving close to them.

Brackets for splice enclosures shall be mounted as per vault manufacturer recommendations.

Mounting equipment (i.e., bolts) for cable or splice closures shall not fully penetrate vaults in order to prevent water intrusion.

Where multi-duct conduit is terminated at vaults, the opening shall be no larger 1/2 inch on each side of the conduit (total of one inch).  Void areas shall be caulked from the interior and exterior of the vault.

Where applicable, conduits shall be terminated in vaults to allow for proper grounding and bonding of metallic conduit.  Where possible, multi-duct conduit termination kits shall terminate at vaults inside wall (or slightly into the vaults interior) to the extent possible.

Where applicable, conduit, conduit terminations, and caulking shall be allowed to fully cure as per the manufacture’s specification before backfilling vault.

Openings required to install special or directional conduit shall be sealed with manufacturer approved termination kit.

Vaults shall be constructed on top of 12 inches of coarse aggregate.

- Multi-duct Conduit

Multi-cell conduit shall be placed in an open trench and backfilled in underground installations unless otherwise called for in the plans.

Multi-duct shall be 36 inches below grade (30 inches minimum) or as specified in the plans.  Conduits shall be located as close to the R/W as possible and shall run up and down slopes 4:1 or greater (longitudinally to the slope) as opposed to running along the slope.

Backfill requirement shall be in accordance with section 204.

All fiber-optic cable shall be run in conduit, except for overhead fiber cable and where otherwise called for in the plans.

Conduit shall be installed in one continuous run between access points defined on the plan.

Conduit shall be installed as linear as possible so as to maximize pulling distances dictated by fiber-optic cable tension requirements.  Bends in conduits shall be minimized to the extent possible.

Continuous conduit runs between terminated ends shall not contain more than 90o bend.

Directional changes in continuous conduit runs shall not exceed 90o.  Manholes, junction boxes or vaults shall be provided where 90o directional changes are exceeded.

Required bends, sweeps, fittings and parts necessary to connect the conduit system to vaults, manholes, and junction boxes shall be incidental to this specification (or other items of work) and will not be paid for separately.

Flexible bend sections are not allowed.

Multi-cell or individual mainline conduit runs shall not exceed 3-foot bending radii (6-foot typical) or manufacturer’s minimum radius whichever is larger.

Multi-duct conduit bending radii shall not exceed the minimum-bending radius as dictated fiber-optic cable requirements.

Only one type of conduit shall be used in any one continuous run between conduit terminations vaults or manholes.

Where lubrication has not been provided in existing conduit, conduits shall be lubricated according to Corning SRP-005-011 or manufacturer recommended procedures.  Lubrication, when required, shall be suitable to avoid long-term cable jacket damage.

Conduit ends shall be protected at all times from migration of foreign materials and rodents during and after shipment and during installation.  Pre-lubricated conduit(s) with exposed ends will be rejected.  Where provided, non-lubricated conduits left unprotected shall be cleaned before cable installation.

Termination kits shall be installed immediately upon conduit installation.

Above ground markers shall be orange flexible delineators reading Fiber-Optic Interconnect System, installed at 400-foot intervals.

The conduit fill ratio shall not exceed 0.65 where,

Fill Ratio =   ∑ Cross Sectional Areas of Cable(s)

Inner Conduit Cross Sectional Area

The recommended maximum fill ratios are as follows:

| Fill Ratio | Number of Cables within conduit |
| --- | --- |
| 0.31 | 2 cables |
| 0.40 | 3 cables |

Terminate all conduit(s) entering vaults or manholes 3 inches past the inside walls of vaults or manholes (vendor says to terminate flush with the inside wall).

A polyethylene pull rope shall be installed in all empty inner-ducts for future cable installations.  The rope shall be rated for 200 lbs or greater and shall not be less than ¼ inch in diameter.

A detectable polyethylene marking tape with the words “Buried Fiber-optic Cable” (or similar) shall be laid horizontally above the conduit(s) 12 inches below final grade.  The marking tape shall be at least 6 inches wide, within 2 inches of the trench width, at least 4 mils thick and orange in color.  Two strips shall be laid side by side under all road crossings.

All sharp objects (rocks, debris etc.) shall be removed from conduit trench before backfilling.  The first 6 inches of backfill shall be free of rocks exceeding 1-inch maximum dimension.

- 663-3.02 CERTIFIED FIBER-OPTIC TECHNICIAN

The Fiber-Optic Technician shall have attended and successfully completed at least one four-day "Installation of Fiber-optic Products School."  This school shall be conducted by a major manufacturer of fiber-optic products or an MOA approved independent generic four-day school that encompasses all aspects of fiber-optic technician certification.

Employ only technicians demonstrating a minimum of two years work experience with the splicing, termination, and testing of fiber-optic cable.

The approved technician shall provide evidence of completed courses within one week before the beginning of construction.  The Engineer reserves the right to revoke the approval of any technician not demonstrating the skill and knowledge to perform at accepted industry standards or to the quality required in this spec.

- 663-3.03 TESTING AND PERFORMANCE BY MANUFACTURER

All outdoor cable installations shall meet or exceed requirements of the Fiber-optic Test Procedure (FOTP) criteria referenced in RUS 7 CFR 1755.9 and Bulletin 1753f-601 (PE-90) and these specifications.

Following specifications shall apply to the appropriate Fiber-optic Test Procedures (FOTP):

1.	TIA-455-3-A, FOTP-3 “Procedure to Measure Temperature Cycling Effects on Optical Fibers, Optical Cable, and Other Passive Fiver Optic Components”:  The average change in attenuation at extreme operational temperatures (-40° F to +160°F) shall not exceed 0.05 dB/km at 1,550 nm for single-mode fiber.  The magnitude of the maximum attenuation change of each individual fiber shall not be greater than 0.15 dB/km at 1,550 nm.

2.	When a one-meter static head or equivalent continuous pressure is applied at one end of one-meter length of un-aged cable for 24 hours, no water shall leak through the open cable end.  When a one-meter static head or equivalent continuous pressure is applied at one end of one-meter length of aged cable of one hour, no water shall leak through the open cable end.  The aging cycle is defined as exposing the cable to 85oC for 168 hours and two cycles of –40oC to +70oC with cable held at these temperatures for 24 hours.  At the end of this cycle, the cable will be decreased to +23oC and held for 24 hours.  The water penetration test is completed at the end of the 24 hours hold.  Testing shall be performed in accordance with the industry standard test, TIA-45-82-B, FOTP-82, “Fluid Penetration Test for Fluid-Blocked Fiber-optic Cable.”

3.	TIA/EIA-455-81-B, FOTP-81, “Compound Flow (Drip) Test for Filled Fiber-optic Cable”:  the cable shall exhibit no flow (drip or leak) of filling and/or flooding material at +65o C.

4.	TIA/EIA-455-41-A, FOTP-41, “Compressive Loading Resistance of Fiber-optic Cables”:  Ten percent of the fibers shall not experience a magnitude of attenuation change greater than 0.1 dB at 1550 nm (single mode fiber).  The magnitude of the attenuation change shall be within the repeatability of the measurement system for the remaining 90 percent of the test fibers; the repeatability of the measurement system is typically 0.05 dB or less.  No fibers shall exhibit a measurable change in attenuation after test load is removed.

5.	TIA/EIA-455-104-A, FOTP-104, “Fiber-optic Cable Cyclic Flexing test.”  Change in attenuation shall not exceed 0.1 dB at 1550 nm for single mode fiber.  The magnitude of the attenuation change shall be within the repeatability of the measurement system for 90 percent of the test fibers; the repeatability of the measurement system is typically 0.05 dB or less.  The remaining 10 percent of the fibers shall not experience an attenuations change greater than 0.1 dB at 1550 nm (single mode fiber).  The cable jacket shall not exhibit evidence of cracking or splitting at the completion of the test.

6.	TIA/EIA-455-25-C FOTP-25, “Repeated Impact Testing of Fiber-optic Cables and Cable Assemblies.”  The magnitude of the attenuation change shall be within the repeatability of the measurement of 90 percent of the test fibers; the repeatability of the measurement system is typically 0.05 dB or less.  The remaining 10 percent of the fibers shall not experience an attenuation change greater than 0.1 dB at 1550 nm (single mode fiber).  The cable jacket shall not exhibit evidence of cracking or splitting at the completion of the test.

7.	TIA-455-33-A FOTP-33, “Fiber-optic Cable Tensile Loading and Bending Test.”  While subjected to a minimum load of 600 lbf, the cable sample shall be able to withstand a twist of 360 degrees in less than 3 meters of length.  The magnitude of the attenuation change shall be within the repeatability for he measurement system for 90 percent of the test fibers; the repeatability of the measurement system is typically 0.05 dB or less.  The remaining 10 percent of the fibers shall not experience an attenuation change greater than 0.1 dB at 1550 nm (single mode fiber).  The cable shall not experience a measurable increase in attenuation when subjected to the rated residual tensile load, 200 lbf.

8.	TIA/EIA-455-85-A FOTP-85, “Fiber-optic Cable Twist Test”:  The magnitude of the attenuation change shall be within the repeatability for the measurement system for 90 percent of the test fibers; the repeatability of the measurement system is typically 0.05 dB or less.  The remaining 10 percent of the fibers shall not experience an attenuation change greater than 0.1 dB at 1550 nm (single mode fiber).  The average increase in attenuation for the fibers shall be <0.40 dB at 1300 nm.  The cable jacket will exhibit no cracking or splitting under a 5x magnification after completion of test.

9.	TIA/EIA-455-181 FOTP-181, “Lightning Damage Susceptibility Test for Optic Cables with Metallic Components:  (left blank intentionally)

10.	TIA/EIA-455-37-A FOTP-37, “Low or High Temperature Bend Test for Fiber-optic Cable” (left blank intentionally)

11.	TIA/EIA-455-98, FOTP-98-A, “Fiber-optic Cable External Freezing Test”:  (left blank intentionally)

663-3.04 FIELD TESTING AND PERFORMANCE OF FIBERS.

All testing of optical fibers shall be performed by a Certified Technician as described in subsection, Certified Fiber-optic Technician.

All fibers should be tested upon receiving cable.  The contractor shall assume full responsibility to cable that is damaged if testing is not performed after receiving cable.

Physical condition of the cable shall be recorded as outlined in subsection, Documentation of Field Testing.

The contractor shall schedule the date, time, and location of any tests required by this specification with Engineer and MOA Traffic Personnel (907-343-8355) 72 hours before performing the tests.  MOA Traffic personnel shall be present when the tests are conducted.  The certification technician shall demonstrate clearly how the tests are being performed and shall be made available to discuss testing strategies with MOA personnel.

Tests shall be conducted using standard operating procedures as defined by the manufacturer of the test equipment.

The following tests shall be conducted after the cable has been installed, spliced, and connectorized.  Test results shall be submitted in accordance with subsection Documentation of Field Testing (NCHRP).  Tests shall be preformed before any permanent equipment connections.  All fibers shall be tests for continuity, events above 0.05 dB and total attenuation of the cable.  If the fiber-optic cable installed is connected to an existing fiber-optic cable, perform installation tests the installed cable and all existing fibers to which it is spliced or connected:

1.	End-to-end OTDR (Optical Time Domain Reflectometer) testing shall be conducted to identify attenuation associated with each fiber.  Traces shall be provided for each operational wavelength for the type of fiber in the system to indicate attenuations and their locations.

A Certified Technician utilizing an OTDR and Optical Source/Power Meter shall conduct the tests after installation.  The Technician shall conduct the test according to the standard operating procedure as defined by the manufacturer of the test equipment.

To eliminate or shift the “dead zone,” either a factory patch chord or “fiber launch box” of length greater than the dead zone shall be used.

Measurement shall be conducted for 1310 and 1550 nm for single mode fiber.

2.	Attenuation Test.  All fiber links shall be tested with a standard power-meter test and all attenuation shall be documented.

For every fiber installed or connected to under this Contract, perform end-to-end attenuation test.  For the test, use a calibrated optical source and power meter using the standard three-stage procedure.  Determine acceptable link attenuation by the cumulative value of standard losses based on length, number, and type of splices and connectors.

Provide test results of the fiber-optic cable that demonstrate the dB/km loss does not exceed +3 percent of the factory test or 1 percent of the cables published production loss.  The Engineer may elect to allow bi-directional averaging of OTDR testing due to splice loss core alignments.  Fiber-optic cable loss limits shall be in accordance with the following.  The Engineer may elect to allow bi-directional averaging of OTDR testing due to splice loss core alignments:

1.	No event shall exceed 0.10 dB.  If any event is above 0.10 dB, repair or replace that event location.

2.	Total dB loss of a cable fiber less events shall not exceed +3 percent of the factory test or 1 percent of the manufacturer’s published production loss at 1310 and 1550 nm.  Cable fiber loss shall not exceed Maximum Attenuation Limits as defined in subsection, “Single Mode Fiber-optic Cable.”

Cable Fiber Loss (dB)  =   Total Loss (dB)  - ∑ events (dB)

Cable Fiber Loss (dB/km) =  Cable Fiber Loss (dB)

Cable Fiber Length (km)

3.	Where total or event losses exceed these specifications, replace or repair that cable run and assume all expenses, both labor and materials.  Elevated attenuation due to exceeding pulling tension during installation will require replacement of cable at the Contractor’s expense.

Fusion splice losses shall not exceed 0.10 dB per fiber.  Mechanical splices, where allowed, shall not exceed 0.30 dB.

Each connector, after factory assembled, shall not exceed the maximum loss of 0.50 dB (typical loss is 0.25dB) and optical return reflective loss of <-0.45dB.

If event losses exceed these specifications, event locations shall be replaced or repaired without additional cost reimbursement for expenses.

If total loss exceeds these specifications, Fiber-optic cable shall be replaced or repaired without reimbursement for expenses.

All fibers within the cable shall be usable.

- 663-3.05 DOCUMENTATION OF TESTING

Upon completion of the field test, the contractor shall provide three copies of all documentation to the Project Engineer.

Except for standard bound materials, documentation shall be neatly bound in 8.5” x 11” (size A4) documentation in logical groupings.  Bindings shall be of either the 3-ring or plastic slide-ring type.  Permanently and appropriately label each such bound grouping of documentation.

Documentation from manufacturer shall include manufacturer data of cable and fiber including:  Optical performance (OTDR) including dB/km loss measured at 1310 and 1550 nm for single mode, manufacturer’s name, date of manufacture, Index of Refraction, cable ID, connector losses and bandwidth/dispersion data.

Documentation of field testing shall include a map of the cable part numbers, manufacturer, cable length markings, as-built cable routing map, location of splice points and hardware at each splice point location (see below under testing also).  Documentation shall include the information below for end-to-end testing, splice loss measurements, OTDR traces.

The documentation shall be neatly tabulated for each field test and shall include the following:

1.	Cable and Fiber Identification:

| Manufacturer | Operator Name |
| --- | --- |
| Cable ID | Date and Time |
| Fiber ID (include tube and fiber color) | Date of installation |
| Cable Location – begin and end point | Fiber Count |
| Cable (i.e., singlemode, loosetube, OSP, OFNG-nonconductive general etc.) |  |

2.	Setup Parameters:

| Wavelength | Range (OTDR) |
| --- | --- |
| Pulse Width (OTDR) | Scale (OTDR) |
| Refractory index (OTDR) |  |
| Jumper and/or Launch Box Length |  |

3.	Test Results:

A.	OTDR Test:

| Total Fiber Trace (mile) | Total Length (OTDR) (mile) |
| --- | --- |
| Splice Loss/Gain | Events > 0.05 dB |
| Measured Length (Cable Marking) | Backscatter |
| Provide traces on Diskette to Engineer |  |

End-to-End Attenuation Test:

| Length, number and type of splices and connectors |  |
| --- | --- |
| Link Attenuation |  |

Fiber-optic cable test results shall demonstrate that dB/km losses do not exceed limits in accordance with subsection, Field Testing and Performance of Fibers.

- 663-3.06 PACKAGING

Fiber-optic cables shall be shipped on wooden reels.  The diameter of the drum shall be a least 20 times the diameter of the cable.  The following information shall be either stenciled on the reel or on a weatherproof tag firmly attached to the reel or a combination of both in order to trace the manufacturing history of the cable:

1.	Optical Cable

2.	Number of Fibers

3.	Date cable was tested

4.	Non-armored

5.	Year of cable manufacture

6.  Name of cable manufacturer

7.  Gross weight

8.  Part Number

9.  Handling Instructions

10.  Arrow indicating cable wind direction

Cable data sheets shall be supplied to MOA Traffic Department containing the following:

1.  Manufacturer Name

2.  Cable ID Number and fiber type

3.  Factory Order Number

4.  Cable Length

5.  Factory measured attenuation (each fiber)

6.  Index of Refraction

7.  Bandwidth Specification (where applicable)

Sufficient cable length, in addition to the quantities shown on the plan, shall be provided for testing.  Both ends of the cable shall be available for testing.  Pack one continuous length of fiber-optic cable per reel; maximum overage shall not exceed 10 percent unless approved by The Engineer.  Compensation will not be granted for overage or excess cable needed for testing and installation methods.

Package the cable for shipping to prevent the cable from coming loose in transit.  Secure the outer and inner end of the cable.  Cover the reel with thermal wrap to protect the cable.  Apply end seals to each end of the cable to prevent moisture and from entering the cable.

Include the manufacturers test documentation with each reel.  This documentation indicates the attenuation of each cable fiber in dB/km (dB/ft), measured at 1310 and 1550 nm for single mode fiber.

- 663-3.07 CONNECTORIZATION

- Connectors

This subsection shall consist of furnishing and installing connectors (in-line or terminated ends) or attenuators as required in the plans or as required for working fiber-optic system.

Hybrid adaptors shall not be used to connect two different connectors.  Hybrid jumpers with different connectors at each end of cable shall to interface equipment or cables with different connectors where needed.

All connectors shall be installed by a Certified Technician as described in this specification.

Connectors shall be threaded FC connectors for single mode fibers.  SC and ST connectors are allowed only where compatibility with equipment is required for fibers with a preset usage and approved by the Engineer.

Ceramic ferrules shall be provided for all fiber-optic connector applications.  Install connectors per manufacturer application and recommendations, including proper termination to the outer tubing (900 micron, 3 mm fan-out) as required by the application.

Connectors shall be rated for operating temperatures of -40oF to 160oF.

Connectors shall be factory-installed for all applications except where approved by the Engineer.

Connectors shall be installed with ceramic ferrules with fibers secured within ferrule with epoxy, heat set or air dried, as specified by the manufacturer; machine polished mating faces shall be provided.

Boots shall be provided for durable cable strain relief.

Dust caps shall be provided and installed at all times when connector is not in use.

If connections are made, connectors shall be cleaned once before the first connection and once every time thereafter before reconnection.  Connectors shall be cleaned according to manufacturers recommended practice.

Connector losses shall not exceed limits as described in subsection, Field Testing and Performance of Fibers.

Repeatability of keyed connectors shall not exceed 0.2 dB.

Ceramic ferrule color-coding for SC connectors, when used, shall be used as follows to identify type of connector polish as follows:  (left blank intentionally)

- 663-3.08 ATTENUATORS

Attenuators shall be provided at no extra payment to the contractor to achieve the desirable signal losses at the receiving end equipment (modems, etc.).  Attenuators shall only be installed on the receiving end closest to the originating transmission (typically closest to the Traffic Signal Management Center).

Connecting ends shall be compatible to connectors described in subsection, Connectors.

- 663-3.09 SPLICES

All splicing and termination of optical fibers shall be performed by a Certified Technician as described in this specification.

Two weeks before the start of the fiber-optic cabling installation, the contractor shall submit the following:  proposed locations of the mainline spliced points for review by the Engineer and MOA Traffic Department; the proposed process to be used for splicing including procedure, cleave tool and specific fusion splicer to be used.

Splicing shall only be allowed in areas as designated on the plans or as approved by the Engineer.

All splices and stripped cable shall be housed by a splice closure.

Mainline splices shall consist of end-to-end fusion splices for all fibers (72 fibers typical) within the fiber-optic cable where designated in the plans.

Drop fiber splices (6 fiber typical) and drop cables (6-fibers typical) shall be used for connectivity between a primary mainline fiber-optic cable (72-count typical) and field devices (i.e., traffic signal controller cabinet) as identified in the plans.

Drop fiber splices shall consist of breaking out the required buffer tube(s) from the fiber-optic trunk cable (72-count typical) and fusion splicing the appropriate number of fibers to the fiber-optic drop cable (6 fibers typical).  Remaining undisturbed fibers, if any, shall be protected in the splice tray.  End-to-end fusion splicing shall be conducted for any disturbed fibers within the disturbed buffer tube(s).  Remaining buffer tube(s) that are not required for splicing shall be undisturbed and protected in the Splice Closure.

Splicing (drop splice) shall be performed for each device location at locations shown on the plans.  Splicing shall be performed as per Corning Cabling Systems Recommended Procedure SRP-004-013, Mid-Span Access of Fiber-optic Cable (Cable Slack Present), or an equivalent manufacturer’s recommended procedure approved by Municipality Traffic Department.

Cable ends involved in splicing shall match colors of the fibers and buffer tubes to the extent possible.

Fiber splices shall be contained within fiber splice closures (FSC) in designated locations shown on the plans.

All splices shall be fusion splices protected with a heat shrink sealant (RTV fusion splices) Mechanical splices are not allowed.

Fusion splices shall be made with a portable fusion splicer, capable of AC or internal battery-powered operation.  The unit shall be able to splice fibers specified in these with 250 micrometer coating and 900 micrometer coating with little or no modification in the field.  The fusion splicer shall be capable of full battery recharge in an eight-hour charging period.

End-to-end splicing shall be performed as per manufacturer instructions for the supplied splice closure units.

No stresses shall be placed on the fibers before or after the splice is completed.

Splice loss shall not exceed limits as described in subsection, Field Testing and Performance of Fibers

Fan-out kits are required for splices to multiple fibers in the buffer tubes for single mode fiber (NCHRP).

Splices shall be located in the center of the slack cable in junction boxes, manholes, or vaults.

- 663-3.10 SPLICE CLOSURES

Fiber-optic splice closures (FSC) shall be installed in the locations on the plan at designated splice locations.  Closures shall contain splice trays or organizers that contain the splices.

Before installation, the contractor shall provide certification from the manufacturer that the splice closures conform to the specifications and test procedures.

Splice closures shall be designed for use under the most severe conditions such as moisture, vibration, impact, cable stress, and flex temperature extremes as demonstrated by successfully passing factory test procedures and these specifications.  The closure shall prevent the intrusion of water without the use of encapsulates.

Closure re-entry and subsequent reassemble shall not require specialized tools or equipment; these operations shall not require the use of additional parts.

Splice closures shall provide housing and storage for all splices, stripped cable, and undisturbed buffer tubes.  All splices enclosures shall provide protection and strain relief to optical fibers.

Splice closures shall be suitable to handle straight, butt or branch splices.

For splice closures requiring greater than 48 splices shall provide for the following requirements:

1.	6-inch diameter by 22-inch length

2.	One, six-cable entry end plate

3.	One blank end plate

4.	All endplates shall be 3-section, pre-molded, and suitable for use with Coyote closures

5.	Required accessories to complete splice

6.	One future cable entry kit for each splice closure

Closures shall be provided with external valve pressurization ports.

Closure shells shall be glass-filled high-density thermoplastic that effectively withstands corrosion; high impact and freeze thaw stresses.

Closure endplates shall be interchangeable with each size of closure available from the closure supplier.

Where additional access is required into an existing splice closure, replace the existing endplate with an endplate suitable for the task.

Splice closures shall accept up to six cables in a butt configuration and 12 for in-line configuration without special adaptors.

Closure shall contain a permanent neoprene gasket seal.

All closures, including closing hardware, shall be from the same supplier.

External Shrader valve pressurization port shall be supplied.

The splice case shall be designed and equipped with the necessary mounting hardware to be attached to the side of the, manhole or vault, and to be suspended with sufficient clearance at each end for acceptable cable bends.

All cables shall be properly dressed and affixed to rails or racks within the manhole or vault.  No cables or enclosures will be permitted to lie on the floor.

Fiber-optic cables shall be restrained within the splice enclosure such that there is no discernible tensile force on the optical fiber.

The splice closure shall have provisions for storing fiber splices in an orderly manner, mountings for splice organizer assemblies and space for excess or unspliced fiber.  Splice organizers shall be re-enterable and re-sealable.

The closure shall be capable of accommodating splice organizer trays, which accept mechanical, fusion, or multi-fiber array splices.

Splice cases shall hold a minimum of 2 splice trays with a maximum of number of splice trays to hold up to 96 splices.

One splice tray shall be designed to hold a minimum of 12 mechanical splices.  A second splice tray (for Fiber-optic Drop Cable splicing) shall be designed to hold a minimum of 12 fusion splices.  All other splice trays provided in the closure shall be designed to hold fusion splices of 12 (typical) up to 36 splices.  Total number of splices supported shall be 96 splices.

Splice trays shall allow for optical fiber storage as recommended by the manufacturer

The splice closure shall have provisions for controlling the fiber bend radius (1.5 inches typical) to a minimum as required by the manufacturer.

Splice closure shall contain a basket allowing fiber buffer tube storage of exposed buffer tubes.

The splice case shall be UL rated.

The closure shall be installed according to the manufacturer’s recommended guidelines.

663-3.11 SPLICE CLOSURES -FACTORY TESTING REQUIREMENTS

The construction and testing of the fiber-optic splices and splice enclosures shall comply with all applicable industry standards including:  Electronic Industry Standards (EIA/TIA), ANSI and ASTM standards.

Splice closures shall meet the following test requirements.

Compression Test:  The closure shall not deform more than 10 percent in its largest cross-sectional dimension when subjected to a uniformly distributed load of 300 lbf (1335 N) at temperatures of 0oF and 100oF (–18oC and +38oC).  The test shall be performed after stabilizing at the required temperature for a minimum of 2 hours.  It shall consist of placing an assembled closure between two flat paralleled surfaces, with the longest closure dimension parallel to the surfaces.  The weight shall be placed on the upper surface for a minimum of 15 minutes.  The measurement shall then be taken with weight in place.

Impact Test:  The assembled closure shall be capable of withstanding an impact of 21 ft-lbf (28 N-m) at temperatures of 10oF and 100oF (-12oC and 38oC).  The test shall be performed after stabilizing the closure at the required temperature for a minimum of 2 hours.  The test fixture shall consist of a 20 lb (9 kg) cylindrical steel impacting head with a 2-inch (5 cm) spherical radius at the point where it contacts the closure.  It shall be dropped from a height of 12 inches (30 cm).  The closure shall not exhibit any cracks or fractures to the housing that would preclude it from passing the water immersion test.  There shall be no permanent deformation to the original diameter or characteristic vertical dimension by more than 5 percent.

Cable Gripping and Sealing Testing:  The cable gripping and sealing hardware shall not cause an increase in fiber attenuation in excess of 0.05 dB/fiber @ 1550 nm when attached to the cables and the closure assembly.  The test shall consist of measurements from six fibers, on from each buffer tube or channel, or randomly selected in the case of a single fiber bundle.  The measurements shall be taken from the test fibers, before and after assembly to determine the effects of the cable gripping and sealing hardware on the optical transmission of the fibers.

Vibrations Test:  The splice organizers shall securely hold the fiber splices and store the excess fiber.  The fiber splice organizers and splice retaining hardware shall be tested per EIA standard FOTP-11, Test condition I.  The individual fibers shall not show an increase in attenuation in excess of 0.1 dB/fiber.

Water Immersion Test:  The closure shall be capable of preventing a 3-meter (10–foot) waterhead from intruding into the splice compartment for a period of 7 days.  Testing of splice closure is to be accomplished by the placing of the closure into a pressure vessel and filling the vessel with tap water to cover the closure.  Apply continuous pressure to the vessel maintain a hydrostatic head equivalent to 10 ft (3 m) on the closure and cable.  This process shall be continued for 7 days.  Remove the closure and open to check for the presence of water.  Any intrusion of water in the compartment containing the splices constitutes a failure.

Certification:  It is the responsibility of the contractor to insure that all of the above tests have been performed by either the manufacturer, or an independent testing laboratory, and the appropriate documentation has been submitted to the Engineer.  Manufacturer certification is necessary for the model of closure supplied.  It is not necessary to subject each supplied closure to the actual tests described herein.

663-3.12 WARRANTY AND MAINTENANCE

Manufacturer’s support (customary warranties) period shall be provided for all equipment and materials furnished and installed as part of the fiber-optic system, including end equipment (modems, panels, switches etc.).  Manufacturer’s and Contractor’s warranties or guarantees shall be continuous throughout their intended duration and state they are subject to transfer.

663-3.13 METHOD OF MEASUREMENT

The Engineer will measure all work required to install a complete signal interconnect system as lump sum.

663-3.14 BASIS OF PAYMENT

The contract price paid per lump sum for signal interconnect system constitutes full compensation for furnishing all work and materials required to complete the work specified.  Terminal blocks for the interconnect cable shall be paid under item 660(1), Traffic Signal System Complete.  (11/19/02) R67USC02

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 663(1) | Fiber Optic Signal Interconnect System Compete | Lump Sum |

SECTION 670

TRAFFIC MARKINGS

- Special Provisions

670-1.01 DESCRIPTION.  Delete this subsection in its entirety and substitute the following:  This work consists of furnishing, preparing and placing pavement markings at the locations shown on the Plans or as directed.  Meet these Specifications and the applicable portions of the Alaska Traffic Manual.

670-3.01 CONSTRUCTION REQUIREMENTS.  Delete all paragraphs under item 4, Methyl Methacrylate Pavement Markings, and substitute the following:

a.	General.  15 days before starting work meet with the Engineer for a pre-striping meeting.  At this meeting, do the following:

1.	Furnish a striping schedule showing areas and timing of work, placing materials and the Traffic Control Plans to be used.

2.	Discuss placement of materials, potential problems.

3.	Discuss work plan at off ramps, on ramps and intersections.

4.	Discuss material handling procedures.

5.	Provide copies of the manufacturer’s installation instructions and copies of the Material Safety Data Sheets.

b.	Manufacturer’s Representative.  Provide the services of a manufacturer’s representative (the “Manufacturer’s Representative”).  Ensure the Manufacturer’s Representative observes the application of the pavement marking materials.  Cooperate with the Manufacturer’s Representative and the Engineer to ensure that the materials are placed according to these Specifications and the manufacturer’s recommended procedures.

c.	Manufacturer Certified Installers.  Install methyl methacrylate pavement markings using only striping installers certified by the marking materials manufacturer for the specific striping material and method.  Submit these certifications to the Engineer at the Preconstruction Conference.

d.	Preparation.  Prepare the roadway surface to receive methyl methacrylate according to these Specifications and the manufacturer’s recommendations.  Clean and dry the roadway surface.  Completely remove contaminants such as dirt, loose asphalt, curing agents, surface oils, or existing road marking materials before applying pavement-marking material.

e.	Application.  Apply methyl methacrylate marking material according to these Specifications and the manufacturer’s recommendations.  Use equipment designed and capable of properly mixing at the point and time of application and approved by the manufacturer for the type of product being installed.  Unless specified otherwise marking shall be surface applied as defined below:

For longitudinal markings use truck mounted automatic extrusion equipment capable of installing a double centerline and a single shoulder line in a single pass.  Use automatic bead applicators that place a uniform layer of beads on the lines.  Hand units will not be allowed.

For Transverse markings legends, symbols, and transverse markings use manual or automatic application equipment.  Stencils or extruders are required to form sharply defined markings

For inlaid applications use grooving equipment that produces a dry cut.  Use vacuum shrouded equipment or other equally effective containment procedures.  Install markings in the same work shift as the grooving operation.

(1)	Longitudinal Markings Surface Applied.  Apply markings for lane lines, edge lines, and centerlines to yield a minimum thickness of 90 mils as measured from the surface of the pavement.

(2)	Longitudinal Extruded Markings Inlaid.  Apply markings for lane lines, edge lines, and centerlines to yield a thickness of 250 mils as measured from the surface of the pavement.  Groove the area for the inlaid markings to a depth of 250 mils.

(3)	Transverse and Symbol Markings Inlaid.  Apply markings for onlys, arrows, stop bars, gore stripes, railroad symbols, and cross walks to yield a thickness of 250 mils as measured from the surface of the pavement.  Groove the area for inlaid marking to a depth of 250 mils.

(4)	Traverse and Symbol Markings Surface Applied.  Apply markings for arrows, stop bars, gore stripes, and cross walks to yield a thickness of 120 mils as measured from the surface of the pavement.

f.	Disposal of Waste.  Waste material becomes the Contractor’s property.  This includes grindings and removed marking material.  Do not dispose of or store stripe removal wastes material or asphalt grindings on State property.  Dispose of waste material according to applicable Federal, State, and local regulations.

g.	Sampling.  On the form provided by the Engineer, record the following readings, and the locations where they were taken using project stationing, and submit them to the Engineer within 24 hours for evaluation.  Thickness of material and depth of slot are measured from the surface of the pavement.

(1)	For inlay applications, record the depth of the slot every 300 feet during the grinding operation.

(2)	For other longitudinal applications, measure the thickness of the lines (above the pavement surface), at the time of application, every 300 feet.

(3)	For surface applied transverse markings measure the thickness in three locations for each marking.

(4)	Inspect the markings initially, and again two weeks after placement, to ensure the material has cured properly.  Remove soft spots or abnormally darkened areas and replace with material meeting specifications.

(5)	Measure the retro-reflecivity of each transverse marking at three locations, and of each line at intervals not to exceed 1,500 feet.  Take these measurements using a Delta LTL2000 Retrometer, a 100-foot retro-reflectometer, or approved similar device.  Perform testing within 72 hours of curing.

The Engineer may elect to use the Contractors readings or perform additional sampling.

670-3.04 PAVEMENT MARKING REMOVAL.  Add the following:  Coordinate removal work with construction activity.  Remove pavement markings the same day permanent markings are applied, unless otherwise directed.  Use vacuum shrouded equipment or other equally effective containment procedures.

- Add the following subsection:

670-3.07 TOLERANCES FOR METHYL METHACRYLATE PAVEMENT MARKINGS.

1.	Length of Stripe.  ± 2 inches.

2.	Width of Stripe.  ± 1/8 inch.

3.	Lane Width. ± 4 inches from the width shown in the Plans.

4.	Stripes on Tangent.  Do not vary more than 1 inch laterally within a distance of 100 feet when using the edge of the stripe as a reference.

5.	Stripes on Curves.  Uniform in alignment with no apparent deviations from the true curvature.

6.	All Stripes.  Keep the center of the stripe within 4 inches from the planed alignment.

7.	Double Stripes.  ± ¼ inches

8.	Thickness of surface applied.  Minimum specified to a maximum of + 30 mils.

9.	Depth of Inlay Slot.  Minimum 250 mils to a maximum of 290 mils.

10.	Thickness of Inlaid Marking Material.  Fill inlay area completely from the bottom of the inlay to the surface of the pavement.

If it is determined that the material is being placed too thin, or otherwise not to specification, make immediate adjustments to correct the problem.

Methyl methacrylate pavement markings applied by any method will be unacceptable if:

1.	The marking is not straight or wide enough.

2.	The thickness of the line is not uniform or less than specified.

3.	The top of the line is not smooth and uniform.

4.	The material is uncured.

5.	The material blackens or is inconsistent in color.

6.	The inlay slot is not ground to the specified depth.

7.	The inlay slot is not filled to the specified depth.

8.	The edge of the markings is not clear-cut and free from overspray.

9.	The reflective elements are not properly embedded.

10.	The markings exhibit poor adhesion.

11.	The retro-reflectivity of the markings is less than specified.

12.	The color is not as specified.

Perform repairs using equipment similar to the equipment initially used to place the materials.  Do not perform repairs in a “patch work” manner.  If more than one repair is required in a single 300-foot section, grind and repair the entire section.

670-4.01 METHOD OF MEASUREMENT.  Add the following:  Thickness will be measured from the top of the marking to the top of the pavement surface.  Marking material placed in a depression left by pavement line removal will not be included in measuring the thickness of the line.

- Delete Items 2 and 3 and replace with the following:

2.	Square Foot Basis.  Transverse pavement marking lines, stop bars, cross walks and gore stripes will be measured by nominal width times actual length.  This does not include 24” wide lines required for Railroad Markings.

3.	Each.  Symbol pavement markings onlys and arrows will be measured on a unit basis with each separate word or symbol constituting a unit.  Railroad Markings will be measured by the complete unit shown for each lane of travel.

- Foot Basis.  Longitudinal Pavement Markings, surface applied or inlaid, will be measured by the linear foot of 4-inch-wide line.  Wider striping will be measured in multiples of 4 inches.

670-5.01 BASIS OF PAYMENT.  Add the following:  There will be no separate or additional payment for the following:

	Over-runs of material caused by the variation of the gradation of the asphalt.

	Additional material required to achieve the thickness specified an open graded pavement.

Milling for installation of the inlaid markings is subsidiary to 670 items.  Payment includes costs associated with this item, including the removal of millings.

Traffic control required for the installation of the permanent and temporary markings is subsidiary to 670 items.

Temporary traffic markings required for all phases of the construction of the roadway is subsidiary to 670 items.

Payment will be made under:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 670(10E) | MMA Pavement Markings Longitudinal Inlaid | Linear Foot |
| 670(10G) | MMA Pavement Markings Arrow Inlaid | Each |
| 670(10H) | MMA Transverse Markings Inlaid | Square Foot |
| 670(10I) | MMA Pavement Markings Bicycle Inlaid | Each |

(03/18/08)R246

- Add the following new section:

SECTION 685

UTILITY CROSSINGS

Special Provisions

685-1.01 DESCRIPTION.  Furnish all labor, equipment, and materials necessary to construct utility crossings as shown on the drawings, coordinate inspections and acceptance of the work, and provide as-built drawings as described in this section.

685-1.02 COORDINATION.  Coordinate with the Engineer to schedule inspections and gain acceptance of each crossing by the appropriate utility company.  Advise the owning utility in writing at least seven (7) calendar days in advance of actual conduit crossing work indicating both location and the time the work will be completed.  After the crossings are completed, the utility companies will complete the relocation described in Section 105-1.06, Utilities.

The following contacts will coordinate the work for each utility company:

| Utility | Contact | Contact No. |
| --- | --- | --- |
| Chugach Electric Association (CEA) | Manager, Distribution Construction | 762-4618 |
| ENSTAR Natural Gas | Operations Supervisor | 264-3730 |
| GCI Communications | Project Manager | 868-8551 |

685-1.03 LICENSING REQUIREMENTS.  All employees of the Contractor installing PVC conduit shall possess a certificate of fitness for electrical work as defined in 8 AAC90.160, AAC 90.165, and 8 AAC 90.170.  These requirements do not extend to engineering or supervisory personnel of the Contractor.

685-2.01 MATERIALS.  All equipment and material furnished under this section shall conform to the latest applicable specifications and rules of the National Electrical Manufacturers Association, American Standards Association, American Institute of Electrical Engineers, and the Federal Specifications cited hereinafter.

All materials shall be new, standard equipment, and the manufacturer’s latest design.  No manufacturer’s second or rejected materials may be used.  Where two or more units of the same class of material are required, they shall be like products of the same manufacturer.

Provide all PVC conduit, couplings, cements, and required hardware.  All PVC shall be Schedule 40.  Culverts and the type of pipe shall be smooth interior wall.

Fittings - PVC conduits and fittings shall be jointed by means of a solvent welding cement to provide a watertight and root-proof joint.

Pipe Caps - All conduit crossings shall be capped upon completion with caps approved by the pipe manufacturer.

Supply and install conduit locator plates as shown on the drawings.

685-2.02 APPLICABLE STANDARDS AND CODES.  In order to resolve any questions on safety regulations, installation practices, and testing procedures, consult and become familiar with the applicable parts of the current editions of the following standards and codes:

      - Alaska State Safety Code

      - Arctic and Subarctic Construction - Utilities, U.S. Army Corps of Engineers

      - Electrical Facility Clearance Requirements

      - National Electrical Code

      - National Electrical Safety Code

      - National Electrical Manufacturers Association

      - Occupational Safety Health Act

      - Underwriters Laboratories

685-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  The owning utility, through the Engineer, reserves the right to suspend the utility crossing installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections.  Such a suspension of work will not entitle the Contractor to extension of time for the completion of the project and will not entitle him to extra payment for costs incurred.

Each utility crossing shall be installed to result in the maximum degree of reliability and maintenance-free operation and must be installed on a continuous grade from end to end in order to allow placement of the utility facilities within the conduits.  Kinked ducts, inadequately supported, protected or swabbed ducts, and ducts that are carelessly jointed are not reliable and therefore, unacceptable.  At the Contractor’s expense, remove and replace any installation that is not accepted by the utility company as required to gain acceptance of the work.

If construction or excavation requires the removal of any existing privately owned facilities on the provided easements, coordinate with the owner for reestablishing lawns, driveways, parking lots, etc., at unit bid prices.  Any restorative work will be completed as soon as practicable after the installation, but in no case shall the period of time exceed two weeks.

685-3.02 SURVEYING AND STAKING.  Locate the stake all conduit crossings at the elevations indicated on the plans.  Schedule a physical inspection of all line and grade prior to placing conduits.  All conduit crossings shall be constructed to within an allowable vertical tolerance of 1 inch and a horizontal tolerance of 2 inches from the indicated plan location.

685-3.03 CROSSING EXCAVATION.  Identify and locate all underground utilities, and take proper care not to damage them.  Call for field utility location in accordance with subsection 105-1.06, Cooperation with Utilities.

Do not begin trench excavation until all personnel, materials, and equipment are present to complete the work in the most expedient manner.  Complete all trenching and backfill operations in conformance with safety requirements.

Provide a foundation of undisturbed non-frost susceptible material for the conduits.  All conduits shall be bedded in compacted clean sand.  Where directed by the Engineer, over-excavate native material to provide a minimum of 24 inches of non-frost susceptible material under the conduits.  Level the bottom of the trench to provide a uniform support for conduits.  Trench depth shall be as shown on the plans, and as staked in the field.

Dig trenches of the necessary width to properly use compaction equipment and place conduits.  Compact foundation material and trench backfill in 8-inch lifts to 95 percent of the maximum density in accordance with subsection 203-3.03, Embankment Construction, and subsection 203-3.04, Compaction with Moisture and Density Control, up to the bottom of the roadway structural section.  Place warning tape at the depths shown on the Plans.  Outside and below the structural section, place native backfill material in layers and compacted as approved by the Engineer.  Do not permit construction activity or traffic across any trench until a minimum depth of 3 feet of fill above the conduits has been placed and compacted.

Provide written notification to the owning utility when a utility crossing is ready for an acceptance inspection at least 24 hours in advance.  The Contractor, the Engineer, and the appropriate utility company shall mutually agree upon a time for the inspection.  Failure of the utility company to attend a prearranged inspection shall not relieve the requirement to have the work accepted by the utility company.  However, if additional costs are incurred due to a utility company’s failure to attend an agreed-upon inspection, you may submit a request for a contract change order in accordance with subsection 105-1.17, Claims.

685-3.04 CONDUITS.  The ends of all conduits, whether shop or field but, shall be reamed to remove burrs and rough edges.  Cuts shall be made square and true so that the ends will butt together for the full circumference.

Place locator plates 6 inches above the top of the conduit at the ends of all crossings.

The clearance between various duct or conduit systems shall be as large as possible to permit maintenance of the system without damage to other parallel systems.

A 3/16-inch diameter polyethylene or polypropylene pull rope, with a minimum breaking strength of 700 pounds, shall be left in each conduit with 3 feet of rope projecting beyond each end of the conduit.  Securely tie the rope to the conduit cap in a manner approved by the Engineer.  All pull ropes shall be new and without splices.

Determine the most expedient method to complete each utility crossing installation and obtain the Engineer’s approval for the plan.  All work across the roadway shall be accomplished in accordance with Section 643, Traffic Maintenance.

685-3.10 AS-BUILT DRAWINGS.  Provide an as-built drawing for each crossing location.  The as-built drawings shall consist of a redlined markup of the plan sheets, as well as Contractor-furnished cross-section sheets, including the installed station and offset and elevations at each end and at the center.  Reference the information to established survey monuments.  The Engineer’s approval of as-built drawings is required to gain acceptance of the conduit crossing.

685-4.01 METHOD OF MEASUREMENT.  Conduit crossings shall be measured by the each, installed and accepted in place at the locations and elevations shown on the plans.

685-5.01 BASIS OF PAYMENT.  Payment for conduit crossings will be full compensation for all coordination, labor, equipment, and materials necessary to complete this work including necessary fittings and plugs, pull wires, locator plates, marking tape, and as-built drawings.  The unit bid prices will include all necessary excavation to plan grade, placement of specified bedding material, backfill of native materials outside and below the normal lines of the roadway structural section, and any temporary or final paving required.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(3), Unclassified Excavation.  Borrow, if required, for backfill to replace unsuitable material, will be paid under Item 203(6A), Borrow, Type A.

Payment will be made under:

| Pay Item No. | Pay Item | Pay Unit |
| --- | --- | --- |
| 685(5) | Single Utility Conduit Crossing | Each |

SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.01 ASPHALT CEMENTS.  Replace PG 64-28 with PG 64-34.

SECTION 703

## AGGREGATES

Special Provisions

703-2.03 AGGREGATE FOR BASE.  Delete Table 703-2 and substitute the following:

TABLE 703-2
AGGREGATE FOR UNTREATED BASE
Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 1 ½ inch | 100 |  |  |
| 1 inch | 70-100 | 100 | 100 |
| ¾ inch | 60-90 | 70-100 | 70-100 |
| 3/8 inch | 45-75 | 50-79 | 50-85 |
| No. 4 | 30-60 | 35-58 | 35-65 |
| No. 8 | 22-52 | 20-47 | 23-50 |
| No. 30 | 10-33 | 10-26 | 13-31 |
| No. 50 | 6-23 | 6-19 | 10-26 |
| No. 200 | 0-6 | 0-6 | 8-15 |

(01/02/08)R199usc04

Replace subsection 703-2.04 with the following:

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.

Coarse Aggregate (retained on the No. 4 sieve).  Crushed stone or crushed gravel consisting of sound, tough, durable rock of uniform quality. Remove all natural fines passing a No. 4 sieve before crushing aggregates for Type VR, V or VH asphalt concrete mixtures. Free from clay balls, organic matter, and other deleterious material. Not coated with dirt or other finely divided mineral matter. Meet the following requirements:

|  | I | Type IIA, IV | Type I, IIB, III | TypeV, VR | Type VH |
| --- | --- | --- | --- | --- | --- |
| LA Wear, % max | AASHTO T 96 | 45 | 45 | # 45 | # 45 |
| Degradation Value, min | ATM 313 | # 30 | 30 | # 30 | 30 |
| Sodium Sulfate Loss % max (5 cycles) | AASHTO T104 | 9 | 9 | 9 | 9 |
| Fracture, min % | WAQTC FOP for AASHTO TP61 | 90, 2 face | 80, 1 face | 98, 2 face | 98, 2 face |

| Thin-Elongated Pieces, max % 5:1 3:1 | ATM 306 | 8 20 | 8 - | 3 # 8 | 3 8 |
| --- | --- | --- | --- | --- | --- |
| Nordic Abrasion, max. % | ATM 312 |  |  | 12 | # 8 |
| Absorption, max. % | AASHTO T85 | 2.0 | 2.0 | 2.0 | 2.0 |

Fine Aggregate (passing the No. 4 sieve).  Meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Fine Aggregate for Type VR shall meet the following:

##### Property		Test Method	Requirement

Uncompacted Void Content of Fine Aggregate	AASHTO T 304	45% min.

(Fine Aggregate Angularity)

For Type IV, V, VH, and VR mixes, remove all natural fines passing a No. 4 sieve before crushing aggregates for this hot mix asphalt.  Not more than 10 percent natural sand may be used. Aggregate shall be non-plastic as determined by WAQTC FOP for AASHTO T 90.

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT CONCRETE PAVEMENT

AGGREGATE

Percent Passing by Weight

| SIEVE | GRADATION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Type I | Type II | Type III | Type IV | Type V, VH | Type VR |
| 1 inch | 100 |  |  |  | 100 |  |
| ¾ inch | 80-90 | 100 |  |  | 100 |  |
| ½ inch | 60-84 | 75-90 | 100 | 100 | 65-80 | 100 |
| 3/8 inch | 48-78 | 60-84 | 80-90 | 80-95 | 48-60 | 60-75 |
| No. 4 | 28-63 | 33-70 | 44-81 | 55-70 | 30-45 | 30-45 |
| No. 8 | 14-55 | 19-56 | 26-70 | 35-50 | 20-30 | 20-35 |
| No. 16 | 9-44 | 10-44 | 16-59 | 20-40 | < 22 | 15-25 |
| No. 30 | 6-34 | 7-34 | 9-49 | 15-30 | < 17 | 10-20 |
| No. 50 | 5-24 | 5-24 | 6-36 | 10-24 | < 14 | 7-15 |
| No. 100 | 4-16 | 4-16 | 4-22 | 5-15 | < 12 | 5-12 |
| No. 200 | 3-8 | 3-8 | 3-8 | 4-8 | 3-8 | 4.0-10.0 |

Note: For Type VR the JMF gradation must provide a minimum of 8 percent difference of percent passing the No.4 and the No. 8 sieve.  No tolerance is allowed beyond the Broad Band limits of the No. 200 sieve.

***deleted***

This page left intentionally blank

- SECTION 710

FENCE AND GUARDRAIL

- Special Provisions

710-2.05 FENCE POST.  Add the following:  Decorative wood fence posts shall be 6x6 treated wood.

- Add the following subsection:

710-2.12 DECORATIVE WOOD FENCE.  Decorative wood fencing shall consist of wood posts, fence boards, top rail, bottom rail, trim rail, nailing rail, concrete footing, hardware, labor, and equipment for fabrication, installation and finishing as shown on Drawings.

- WOOD FENCE MATERIALS AND HARDWARE.

  - Pressure treated wood posts shall be 6’-3” in height above the finish grade with the top rails being 6’-0” above the finish grade.  The decorative wood fence is a combination of pressure treated wood posts, top rails, nailing rails, and bottom rails with Cedar fence boards.

  - The fence panel, the area between two posts, shall consist of equally spaced 1x6 Cedar fence boards.

  - Attachments of fence panels to posts, top/bottom rails to posts, and fence boards to top/bottom rails shall be as per local professional standards (i.e., heavy duty galvanized nails or heavy-duty wood-to-wood connectors).

(1/22/02)R249

SECTION 712

MISCELLANEOUS

- Special Provisions

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS.  Delete the first and second paragraphs under item 1, Quality Requirements, and substitute with the following:  Use a marking material formulated for the application type specified.  Use a marking material manufactured from new materials and free from dirt and other foreign material.  Use a methyl methacrylate based resin system for part “A”.  Use benzoyl peroxide system for part “B”.

Extruded application:  Material formulated for extruded application with factory intermix beads and anti skid aggregate, and additional surface applied beads.

- 2.	Performance Properties:  Add the following:

l.	Color:	Yellow, PR-1 chart, 33538 Federal Yellow.  White minimum daylight reflectance of 84.

712-2.18 GLASS BEADS FOR METHYL METHACRYLATE PAVEMENT MARKINGS.  Delete the bead table and substitute the following:  Use the type and amount of beads specified in writing by the marking material manufacturer necessary to meet the performance requirements.

(03/18/08)R246

SECTION 724

SEED

Special Provisions

724-2.02 MATERIALS.  Delete Table 724-1 in its entirety and substitute the following tables:

TABLE 724-1
SEED REQUIREMENTS

Schedule A – No Mow Seed Mix (Application Rate: 3 lbs per 1,000 s.f.)

| NAME | GERMINATION PERIOD | PURITY | GERMINATION RATE | PROPORTION BY WEIGHT |
| --- | --- | --- | --- | --- |
| ArctaRed Fescue (Festuca rubra ‘Arctared’) | 14 days | 90% | 85% | 45% |
| Gruening Alpine Bluegrass (Poa alpine ‘Gruening’) | 14 days | 90% | 85% | 55% |

TABLE 724-2
SEED REQUIREMENTS

Schedule B –Wildflower Seed Mix (Application Rate: 3.5 lbs per 1,000 s.f)

| NAME | GERMINATION PERIOD | PURITY | GERMINATION RATE | PROPORTION BY WEIGHT |
| --- | --- | --- | --- | --- |
| Norcoast Bering Hairgrass (Deschampsia beringensis 'Norcoast') | 14 days | 90% | 85% | 50% |
| Gruening Alpine Bluegrass (Poa alpine ‘Gruening’) | 14 days | 95% | 85% | 30% |
| Arctared Red Fescue (Festuca rubra ‘Arctared’) | 14 days | 90% | 90% | 20% |
| Icelandic Poppy (Papaver nudicaule) | 21 days | 85% | 85% | 5% |
| Lupine Nootka (Lupinus nootkatensis) | 21 days | 85% | 85% | 20% |
| Shirley Poppy (Papaver rhoeas) | 21 days | 85% | 85% | 5% |
| Yarrow (Achillea millefolium) | 21 days | 90% | 85% | 5% |
| Cosmos “Sensation Mixed” (Cosmos bipinantus) | 21 days | 85% | 85% | 5% |

TABLE 724-2
SEED REQUIREMENTS

Schedule C – Wet Area/No Mow Mix (Application Rate: 2 lbs per 1,000 s.f.)

| NAME | GERMINATION PERIOD | PURITY | GERMINATION RATE | PROPORTION BY WEIGHT |
| --- | --- | --- | --- | --- |
| Arctared Red Fescue (Festuca rubra ‘Arctared’) | 14 days | 90% | 85% | 25% |
| Northern Tufted Hairgrass (Deschampsia cespitosa) | 14 days | 90% | 80% | 30% |
| Alyeska Polargrass (Arctagrostis latifolia) | 14 days | 90% | 85% | 20% |
| Egan American Sloughgrass (Beckmannia syzigachne) | 14 days | 90% | 85% | 25% |

SECTION 726

TOPSOIL

Special Provisions

726-2.01 TOPSOIL.  Replace item (2) with the following:

2.	Topsoil shall contain not less than 5 percent and no greater than 20 percent organic matter by dry weight as determined by ATM T-6.

- Delete the gradation table in the third paragraph and substitute the following:

| Sieve 1 | Percent Passing (by Weight) |
| --- | --- |
| 1" | 100 |
| No. 4 | 95-100 |
| No. 10 | 64-90 |
| No. 200 | 20-40 |
| Organic Content | 5%-20% |

- Delete last sentence in second paragraph and substitute the following:

The Contractor shall submit to the Engineer, 10 working days prior to final placement, a soil analysis for particle size, nutrient content, and organic content, before any topsoil shall be accepted for this project.  The Engineer may test the topsoil at any time to verify compliance with the topsoil analysis.  If the supplied topsoil does not meet specifications in this section, the Contractor shall supply new topsoil of a quality required to meet the section standards.

(12/05/01)R208USC

- SECTION 727

SOIL STABILIZATION MATERIAL

Special Provisions

- 727-2.01 Mulch.  Add the following:

- Shredded Bark Mulch: Shredded Bark Mulch shall consist of shredded bark mulch and wood. Maximum length of any individual components shall be two (2) inches and a minimum of 75 percent of the mulch shall pass through one (1) inch sieve. Mulch shall be free of growth or germination-inhibiting ingredients. The bark mulch shall have the characteristics of retaining moisture, forming a mat not susceptible to spreading by wind or rain, and providing a good growth medium for plants. Shredded bark may contain up to 50 percent shredded wood material. Wood chips are not acceptable. Bark mulch containing shredded wood shall be aged for one-year minimum prior to installation. The mulch shall not contain resin, tannin, or other compounds in quantities that are detrimental to plant life. Mulch shall be spread evenly in all planting beds as shown on Plans.

- Add the following subsection 727-2.04:

727-2.04 Compost Blanket.  Compost blanket media shall be a composted, weed free organic matter source derived from: peat, agricultural, food, or industrial residuals; biosolids (treated sewage sludge); yard trimmings; source-separated or mixed solid waste. Particle size shall be as described below in the product parameters table. The compost shall possess no objectionable odors, will be reasonably free (<1% by dry weight) of man-made foreign matter and will meet the product parameters outlines below. The product shall be certified through the U.S. Composting Council’s (USCC) Seal of Testing Assurance (STA) program. Before delivery of the compost, supplier must provide a copy of the lab analysis, performed by a STA Program certified lab, verifying that the compost meets the product parameters listed below. The lab analysis should not be more than 90 days old.

Compost Blanket Parameters

| Parameters 1,4 | Reported as (units of measure) | Vegetated Compost |
| --- | --- | --- |
| pH2 |  | 5.0 - 8.5 |
| Soluble Salt Concentration2 (electrical conductivity) | dS/m (mmhos/cm) | Maximum 5 |
| Moisture Content | %, wet weight basis | 30 – 60 |
| Organic Matter Content | %, dry weight basis | 25 – 65 |
| Particle Size | % passing a selected mesh size, dry weight basis | - 3”, 100% passing - 1”, 90% to 100% passing - 3/4”, 65% to 100%passing - 1/4”, 0% to 75% passing - 6” maximum particle length |
| Stability3 Carbon Dioxide Evolution Rate | mg CO2-C per g OM per day | < 8 |
| Physical Contaminants (man-made inerts) | %, dry weight basis | < 1 |

1	Recommended test methodologies are provided in Test Methods for the Examination of Composting and Compost (TMECC, The US Composting Council)

2	Each specific plant species requires a specific pH range. Each plant also has a salinity tolerance rating; maximum tolerable quantities are known. When specifying the establishment of any plant or turf species, it is important to understand the pH and soluble salt requirements and how they relate to the compost in use.

3	Stability/Maturity rating is an area of compost science that is still evolving and, as such, other various test methods could be considered. Also, never base compost quality conclusions on the result of a single stability/maturity test.

4	Landscape architects and project (field) RCEs may modify the allowable compost specification ranges based on specific field conditions and plant requirements.

The product shall be certified through the U.S. Composting Council’s (USCC) Seal of Testing Assurance (STA) program. Before delivery of the compost, supplier must provide a copy of the lab analysis, performed by a STA Program certified lab, verifying that the compost meets the product parameters listed below. The lab analysis should not be more than 90 days old.

This page left blank intentionally

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04 SIGN POSTS.  Add the following item:

7.	Structural Tubing and W-Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501.  The tubing shall be square and of the dimensions called for in the Plans with 0.2-inch thick walls.  0.4-inch diameter holes shall be drilled as required to permit mounting of the sign.

b.	W-shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized according to 1.b of this subsection.  Damaged and abraded tubes and beams shall be repaired according to 1.c of this subsection.  R81usc04(06/22/04)

SECTION 740

SIGNALS AND LIGHTING MATERIALS

740-2.02 SIGNAL AND LIGHTING STRUCTURES.  Within Item 1, delete the second paragraph and replace with:

Working drawings and calculations must be stamped with the seal of, dated by, and signed by a Professional Engineer registered in the State of Alaska.  Submit the working drawings and calculations for each pole to the Engineer for approval.  Design for stresses on the completed structure with hardware in place.  Show the design wind loads, projected areas, wind drag coefficients, material properties, and other design information on the working drawings.  Include a summary of the loads used in each pole’s design.  E54(5/1/07)

Special Provisions

- Replace subsection 740-2.02 with the following:

740-2.02 SIGNAL AND LIGHTING POLES.

1.	Design.  Design and fabricate highway lighting and traffic signal structures with pole shaft lengths to 65 feet long and breakaway signal poles with shaft lengths 10 to 15 feet long to conform to the 1994 Edition of AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals with interim revisions and the highway lighting and breakaway pole sheets in the Plans.  Design and fabricate traffic signal structures to conform to the 2001 Edition of AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals with interim revisions and the signal pole sheets in the Plans.  For the design and fabrication of high tower poles, see subsection 740-2.04.

A registered professional engineer shall design the structures and provide stamped shop drawings and calculations.  Submit the stamped drawings and calculations for each pole to the Engineer for approval.  Design for stresses on the completed structure with hardware in place.

a.	In the stamped calculations, indicate the edition of Standard Specifications to which the poles are being designed and provide the input data used to design each pole and mast arm, including:  design wind speed, cross section shape, yield strengths of the component materials, dimensions of the pole components, and a summary of the loads used.

b.	On the stamped shop drawings, provide design wind speed and the details for building the poles and mast arms, including:  materials specifications, slip fit joint dimensions, pole component dimensions, welds that will be made, and the welding inspection that will be done.

Submit the mill certifications for the steel items (piles, plates, bolts, and other related items) to the Engineer for approval.

Design electrolier poles for 100 mph winds with a 1.3 gust factor.

Design each electrolier to support a sign with an area of 16 square feet with its centroid located 14 feet above the base of the pole.

Design signal poles for a basic wind speed of 100 mph and Fatigue Category III.

2.	Fabrication.  Fabricate signal and lighting structures from tapered steel tubes with a round or 16 sided cross section.  Orient hand holes located near the base of poles to face downstream of traffic flow.

Provide traffic signal poles, lighting poles, and signal mast arms in lengths evenly divisible by 5 feet.

Furnish poles and mast arms up to 40 feet long in one piece.  Poles and mast arms longer than 40 feet may be furnished in one piece or in two segments with a slip-type field splice.  For slip type joints, provide a minimum overlap of two and one half (2.5) feet or the overlap specified in the Plans, whichever is greater.  In mast arms, locate these splices at least one foot away from the Plan location of signal heads and signs.  In signal poles, locate the edge of the female section at least 6 inches above the top of the signal mast arm connection.

Fabricate tubes with walls up to ½ inch thick from the prequalified base metals listed in AWS D1.1.  Fabricate elements greater than ½ inch thick from steel that conforms to AASHTO M270 and meets the Fracture Critical Impact Test requirements for Zone 3.  The Department will not accept structures that contain or are made with laminated steel elements.

Fabricate each tube from no more than 2 pieces of steel.  When using 2 pieces, place the longitudinal welded seams directly opposite one another.  Place the welded seams on adjacent sections to form continuous straight seams from the base to the top of the pole.

When tenons are needed to install traffic signals and luminaires, make them from two-inch nominal schedule 40 pipe that conforms to ASTM A53 Grade B.

Fabricate breakaway signal poles in accordance with the Pole Sheet in the Plans.  Fabricate signal poles10 to 15 feet long from 7 U.S. Standard Gage sheet steel.  Fabricate each post with a minimum inside diameter of eight inches at the base plate.  Use a 4-inch long piece of four-inch nominal schedule 40 pipe that conforms to ASTM A53 Grade B as a post-top adapter.

The Department does not allow holes made for lifting purposes in the ends of tubular segments, except in the free ends of luminaire mast arms.  To add lift points, weld them to the tube opposite the longitudinal seam weld on the outside of female segments and on the inside of male segments.  Before shipment, remove lift points added to the outside of the tubes, grind the area smooth with the base metal, and hot stick repair the finish according to subsection 660-3.01.8.a.  Lift points added to the inside of tubes in place may be left in place.

Hot dip galvanize lighting and signal structures to meet AASHTO M 111 and these specifications.  Completely submerge pole and mast arm segments in one dip in a kettle of concentrated zinc ammonium chloride flux solution heated to 130 oF, then completely submerge in one dip in a separate kettle of prime western grade zinc heated to approximately 825oF.  Galvanize bolts and fasteners to meet AASHTO M 232.

After the poles and mast arms are galvanized, remove all excess zinc from all drip lines and points and the surfaces of all tube ends that form slip type joints to provide a smooth finish.

The Department will reject poles and mast arms that are:

a.	Not fabricated according to these specifications or the approved shop drawings,

b.	Bowed with sweeps exceeding ¾ inch throughout the length of the pole, mast arm, or segment, if furnishing a 2 piece pole or mast arm,

c.	Out of round.  Sections are out of round when the diameters of round members or the dimension across the flats of multisided members exceed 2 percent of the dimension specified on the shop drawings.

Fabricate pile cap adapters from grade X42 steel line pipe that conforms to API 5L and from steel plate that conforms to ASTM A709 Grade 50.  Attach the anchor plate to the pile section with a complete joint penetration (CJP) weld.  Fabricate the anchor plate to match the base plate of the lighting standard.

3.	Welding.  Perform welding to conform to subsection 504-3.01 8.  Welding and the following:

a.	Make welds continuous.  Grind exposed welds flush with the base metal at slip fit joints, the length of the slip fit joint plus one-half the diameter of the female section.

b.	Use partial joint penetration (PJP) welds in longitudinal seams.  PJP welds must provide at least 60 percent penetration.

c.	Use CJP groove welds to connect base plates to tubes with walls 5/16 inch thick and thicker.  When CJP groove welds are used, the designer may use additional fillet welds when deemed necessary.

d.	Use socket type joints with two fillet welds to connect base plates to tubes with walls less than 5/16 of an inch thick.

e.	On steels 5/16 of an inch thick and thicker, inspect 100 Percent of CJP welds by either radiography (RT) or ultrasound (UT).

f.	Inspect a random 25 percent of PJP and fillet welds by magnetic particle (MT).  If a defect is found, inspect 100 percent of the PJP and fillet welds made to fill the order.  In steels less than 1/8 inch thick, complete the tests according to AWS D1.3.

g.	Only visually inspect welds made on luminaire mast arms.

4.	Miscellaneous.  Finish the edges of poles and mast arms to conform to the following requirements.  Before hot dip galvanizing, neatly round the following features to the radius specified

a.	On holes through which electrical conductors pass, provide a 1/16 inch radius on both the entrance and exit edges,

b.	On pole base plates, provide a 1/8 inch radius on edges along which plate thickness is measured and a smooth finish on all other exposed edges,

c.	On the ends of tubes that form slip type joints, complete the following tasks on the two surfaces that contact one another.  First, provide 1/16 inch radii on the inside and outside edges of the female and male segments, respectively.  Then for the length of the joint plus one-half the diameter of the female section grind down welds until they feature a radius concentric with the mating surface and remove material protruding from the two surfaces.

d.	Furnish 2 inch diameter (nominal) anchor rods for signal poles that meet ASTM F1554 Grade 105, are 96 inch minimum length and conform to Supplemental Requirements; S2.  Permanent Manufacturer’s Identification, S3.  Permanent Grade Identification and S-5 Charpy Impact Requirements.  Hot dip galvanize according to AASHTO M232.  Use nuts that conform to AASHTO Specification M292 of the grade, surface finish, and style for 2-inch-diameter anchor rods.  Washers shall conform to AASHTO M293.

Provide caps to cover the free ends of poles and mast arms.

Identify critical information for poles and arms with visible permanent aluminum tags that contain the information shown in Table 740-1.  The measurements shown are for illustration purposes only.  Use tags large enough to include required information using 1/4 inch high text, 3/8 inch of space between successive lines of text, and at least 3/8 inch of space between the edges of the tag and the text.  Secure the tags with two 1/8 inch blind rivets at the base of poles and the under side of mast arms.  If furnishing a two-piece signal mast arm with slip type joint, mark both pieces with the same message.

TABLE 740-1
POLE MARKINGS

Note:  Italic type indicates additional tag markings if poles have two luminaire or two signal mast arms.

|  | MEASUREMENTS | TAG MARKINGS |
| --- | --- | --- |
| Signal Poles |  |  |
| a) Signal mast arm length | 45 ft./55 ft. | SMA 45/SMA 55 |
| b) Luminaire mast arm length | 22 ft./18 ft. | LMA 22/LMA 18 |
| c) Pole height | 36 ft. | PH 36 |
| d) Intersection number (if more than one)-pole number |  | 1 - P 4 |
| e) Sum of signal mast arm moments about centerline of signal pole |  | SM 4000/SM 3200 |
| f) Design wind speed | 100 mph | DWS 100 |
| Light Poles |  |  |
| a) Luminaire mast arm length | 15 ft./15 ft. | LMA 15/LMA 15 |
| b) Pole height | 37 ft. | PH 37 |
| Signal Mast Arm |  |  |
| a) Mast arm length | 40 ft. | SMA 40 |
| b) Intersection number (if more than one) -pole number |  | 1 - P 4 |
| c) Sum of signal mast arm moments about centerline of signal pole |  | SM 3740 |
| d) Design wind speed | 100 mph | DWS 100 |
| Luminaire Mast Arm |  |  |
| a) Mast arm length | 18 ft. | LMA 18 |
| b) Pole number (if unique arm design) |  | P 4 |

R98usc04(4/05/07)

740-2.05 CONDUCTORS.  Replace Table 740-2 with the following:

TABLE 740-2
CONDUCTOR TERMINATION TABLE

| Conductors Per Cable | Circuit | Wire Color | AWG No. | Band Legend |
| --- | --- | --- | --- | --- |
| 7 | Vehicle Red Vehicle Yellow Vehicle Green Common Neutral Spare Spare Spare | Red Orange Green White White/Black Black Blue | 14 | Head No. |
| 7 | Vehicle Red Arrow Vehicle Yellow Arrow Vehicle Green Arrow Common Neutral Spare Spare Spare | Red Orange Green White White/Black Black Blue | 14 | Head No. |
| 7 | Vehicle Red Vehicle Yellow Vehicle Green Common Neutral Spare Vehicle Yellow Arrow Vehicle Green Arrow | Red Orange Green White White/Black Black Blue | 14 | Head No. |
| 5 | Pedestrian Don’t Walk Pedestrian Walk Common Neutral Spare Spare | Red Green White Black Orange | 14 | Head No. |
| 3 | Pedestrian Pushbutton Neutral Spare | Black White Red | 14 | Head No. |
| 5 | Photo Electric Control Load to Contactor Neutral Spare | Black Red White Orange | 14 | PEC |
| 3 | Flashing Beacon Neutral Spare | Black White Red | 14 | Head No. |
| 3 | Preemption Neutral Spare | Per manufacturer instructions | 20 | “PRE” |
| 3 | Preemption Confirmation Neutral Spare | Black White Red | 14 | “PRECON” |
| 3 | Highway Luminaire Highway Luminaire Highway Luminaire Spare | Black Red White | 8 or 6 | Circuit No. Circuit No. |
| 3 | Service to Controller Neutral Spare | Black White Red | 6 or 4 | “SIG” No Band No Band |
| 3 | Sign Luminaire Sign Luminaire Sign Spare | Black Red White | 8 | SIGN SIGN |

## Replace Item 7 with the following:

7.	Detector Loops.  Use No. 14 AWG conductors for detector inductive loops that meet IMSA Specification 51-3, Type RHW/USE, or IMSA Specification 51-5, when called for on the Plans or specified in the Special Provisions.

## Replace subsection 740-2.06 with the following:

740-2.06 ELECTRICAL CONDUIT AND FITTINGS.  Unless specified otherwise, use rigid metal conduit and fittings for raceways.  Furnish galvanized rigid type conduit and elbows that conform to UL-6 and are manufactured of mild steel according to ANSI C80.1.  Furnish third party certified fittings designed for rigid metal conduit.

For loop detectors, use Schedule 80 polyvinyl chloride (PVC) conduit that conforms to UL-651.  Use PVC fittings meeting NEMA TC 3.

When polyethylene conduits are specified in the Plans, use a smooth wall, schedule 40, high-density polyethylene (HDPE) pipe that conforms to UL 651 B.

Furnish insulated throat grounding bushings made of malleable iron or steel with a mechanically galvanized or zinc plated finish.  Grounding lugs shall either be an integral part of the bushing or consist of an attached tin plated copper saddle.  Grounding lugs shall feature a stainless steel screw, the centerline of which falls within 20 degrees of conduit centerline.  The bushings furnished shall also feature a stainless steel or brass mounting screw that locks the bushing onto the conduit end.

Furnish conduit outlet bodies and their covers with a hot dip galvanized finish and stainless steel screws.  For loop detectors, furnish type X bodies and, for photoelectric control installation, furnish types C and LB conduit bodies.

When Myers hubs are specified, furnish rain tight, grounding type hubs made of malleable iron with a hot dip or mechanically galvanized finish.

At expansion joints, provide watertight expansion fittings capable of the following movements without damaging the conduits attached to it or the conductors that pass through it.  The movements include:  axial expansion or contraction to ¾ inch, angular misalignments in any direction to 30 degrees, and parallel misalignment of the conduits to ¾ inch.  The fittings shall also include a braided copper bonding jumper equal to an 8 AWG conductor, bushings to prevent scraping the conductors, and a smooth inner sleeve that maintains a constant diameter regardless of conduit alignment.

740-2.11 CONTROLLER CABINET.  Add the following to the first paragraph of subpart (1) of subitem c Cabinet Wiring of Item 1 Standard Features:  Furnish controller cabinets wired to accommodate five 4-channel inductive loop detector units and two 2-channel inductive loop detector units.

Replace bullet (e) of subpart (3) Field Terminal Blocks of subitem c Cabinet Wiring of Item 1 Standard Features:  On the right side of controller cabinets, install two 16-position bus bars, for terminating the equipment grounding and neutral conductors used inside the cabinets.  On the left side of the controller cabinets, install two 32-position bus bars, for terminating the equipment grounding and neutral conductors from field wiring.

Replace the first three sentences of subpart (5) Light Fixture of subitem d Cabinet Accessories of Item 1 Standard Features with the following:  Mount a third party certified, incandescent luminaire on the inside of each cabinet near the top edge of the door opening.  Install white porcelain, surface mounted lamp holders that fit medium base lamps and are rated for a minimum 600 watts and 250 volts ac.  Furnish each lamp holder with a 100-watt, soft-white incandescent lamp.

The Coordination “Remote/Time of Day/Free” Switch is required to be provided with each controller cabinet.

Each controller cabinet is required to be provided with momentary detector test switches to enter 8-vehicle phase calls and 4-pedestrian phase calls.  Momentary detector test switches will be located on the control panel in the controller cabinet.

Supply a system modem that is compatible with existing computerized traffic control system and provides 802.lQ VLAN-aware wire-speed bridging, double tagging (VLAN stacking) for end-user VLAN transparency, L2 (Ethernet priority) and L3 (ToS/DiffServ) classification with four traffic classes, RSTP/STP, bandwidth monitoring and Multicast/Broad Band limited.

740-2.12  STANDARD AUXILIARY EQUIPMENT.  Under Item 3 Conflict Monitors, add the following:

d.	Supply conflict monitors with an RS-232 serial port that allows the monitor to download information through an external dial up modem or to a personal computer using the Microsoft Windows NT operating system.

740-2.13 SPECIAL AUXILIARY EQUIPMENT.  Add the following items:

6.	Opticom Priority Control System.  Install the following components of the 3M Company’s Opticom Priority Control System according to 3M’s written installation instructions at the signalized intersections listed on the Plans.

Install the quantity of model 711, 721, and 722 optical detectors on the signal pole mast arms shown on the Plans.  Before installing the detectors, gain approval of their final lateral location from the Engineer.  See the Plans for installation details.

Install Model 138 Optical detector lead in cable between the end of each signal mast arm and the controller cabinet.  Furnish enough slack in these cables for them to extend 2 feet beyond the end of each signal mast arm and to leave 10 feet of slack in the controller cabinet.  Seal both ends of each lead in cable with mastic lined, heat shrink tubing end caps.

Before attaching the conductors to the optical detectors, strip the insulation for the conductors and attach four conductors to ground in the controller cabinet.  Attach the signal cable to the confirmation light.  The Municipality of Anchorage Signal Maintenance Section (MOA Signal Maintenance) will tie down the conductors in the controller cabinet under Item 660(26) Signal Timings and Adjustments.

Furnish each controller cabinet with a Model 754 phase selector, a Model 760 card rack, and an Opticom Panel Assembly, U.S. Traffic Corporation part number 103303.  The panel assembly interfaces the card rack to the controller cabinet.  Furnish new controller assemblies with these parts installed by the controller assembly manufacturer.  To retrofit existing controller assemblies, deliver the parts to MOA Signal Maintenance, who will install the parts under Item 660(26) Signal Timings and Adjustments.

- Add the following:

Five 4-channel and two 2-channel inductive loop detectors are required to be provided with each controller cabinet.  The 2-channel inductive loop detectors shall have delay and extension timing features.

7.	Traffic Logging System.  Furnish, and others will install in the controller cabinet, a stand-alone unit that collects, time stamps, and stores data in an unattended manner.  The traffic logging system shall conform to the following:

a.	Operation.  The unit shall accept a new operating program, operational parameters, and the date and time stamp from a personal computer, downloaded through an RS-232 cable.  The use of replaceable proms to change the operational program is unacceptable.  Data collection shall be automatic and not require an operator to reset or start operation.

In the event of a power interruption, data collection shall automatically restart at the proper time.  Other than, the current sample being collected, the unit shall not lose stored data because of the power interruption.  At power up or at the restoration of power after an outage, the unit shall log the date and time at the start of data collection.

The unit shall maintain the operating program, data storage, and date/time for a minimum of five years from when power is removed from the unit.  The internal program/data size shall be a minimum of 32,000 bytes.

b.	Input Interface.  The unit shall have a minimum of 28 inputs.  Furnish new and existing controller cabinet only with a loose Detector Systems TLS-1-C1 interface cable to connect the unit to the output of the loop detector units.  The Municipality of Anchorage’s Signal Maintenance Section will install the interface cable in the controller cabinets under Item 660(26) Signal System Timing and Adjustments.  Do not furnish new controller cabinets with a built in interface panel.

c.	Output Interface.  Furnish units with an RS-232 serial port that allows a user to download and upload directly between the unit and a personal computer using the Microsoft Windows NT operating system or the external dial-up multi-port modem.

A system modem/interface unit is required to be provided with each controller unit.

- Replace subsection 740-2.14 with the following:

740-2.14 VEHICULAR SIGNAL HEADS.  LED Signal Heads shall conform to the following publications:

	Circular Indications:  Vehicle Traffic Control Signal Heads: Light Emitting Diode (LED) Circular Signal Supplement, 6/27/05 (ITE Publication ST-052).  This is hereafter referred to as “VTCSH-05”.

	Arrow Indications:  Vehicle Traffic Control Signal Heads – Light Emitting Diode (LED) Vehicle Arrow Traffic Signal Supplement Draft, ITE, 4/3/06.  This is hereafter referred to as “VTCSH-Arrow-06”.

“The applicable ITE Specification”, as used in this specification, means VTCSH-05 for circular LED indications and VTSCH-Arrow-06 for arrow LED indications.

Each signal head must: be an adjustable, vertical type with the number and type of lights specified; provide a light indication in one direction only; be adjustable through 360 degrees about a vertical axis; and be mounted at the location and in the manner shown on the Plans.  Except for programmed visibility signal heads, vehicular signal heads installed at any one intersection must be of the same make and type.

1.	Signal Heads.  Use LED optical units for all red, yellow, and green indications.

Provide a removable aluminum tunnel visor with an open slot at the bottom for each optical unit.  When indicated on the Plans or in the Special Provisions, construct the visor of polycarbonate resin with the color (black) pigment completely impregnated throughout the resin material.

Factory finish signal heads, signal head mountings, brackets and fittings, and outside of visors with 2 coats of dark olive green enamel.  Painting is not required where the color is an integral part of the component material.  Factory finish aluminum signal visor interiors with 2 coats of flat black enamel.

a.	Optical Units.  Use LED signal modules that meet the requirements of the applicable ITE Specification.  Use one-piece EPDM (ethylene propylene rubber) gaskets to seal LED modules.

b.	Lens.  Use lenses that meet the requirements of the applicable ITE Specification.

c.	Photometric Requirements.  Meet the requirements of the applicable ITE Specification.

d.	Markings.  Permanently mark the back of each LED signal module with the information listed in Section 3.6, Identification, of the applicable ITE Specification.  In addition, add a label saying “Manufactured according to the ITE LED Circular Signal Supplement”.

e.	Electrical.  Meet the requirements of the applicable ITE Specification. LED signal modules must be operationally compatible with currently used controller assemblies (solid-state load switches, flashers, and conflict monitors).

The catastrophic failure of an individual LED in a circular indication shall not result in the loss of other LEDs.  The catastrophic failure of an individual LED in an arrow or pedestrian signal, shall not result in the loss of more than 5 percent of other LEDs in that signal.

f.	Testing Requirements.

Burn-in.  Require the manufacturer to energize each new LED module for a minimum of 24 hours at operating voltage and at a temperature of 140F before shipment, to ensure electronic component reliability.

Production Testing and Inspection.  Require the manufacturer to complete the tests in Section 6.3 of the applicable ITE Specification on each signal module.  Submit a manufacturer’s certification of successful completion of all tests with each signal module.

Design Qualification Testing.  An independent test lab with the requisite expertise shall certify that tests in Section 6.4 of the applicable ITE Specification have been successfully completed.  Submit one such certification for each project for each type of LED signal module to be used.  Successful completion of the tests means the LED signal module has met the requirements of Section 3, Physical and Mechanical Requirements, Section 4, Photometric Requirements, Section 5, Electrical Requirements, as well as the requirements of Section 6.4.

Exceptions:  Indications meet or exceed minimum intensities after 60 months of continuous use in a traffic signal system.

g.	Warranty.  Provide a manufacturer’s written warranty that covers defects in materials and workmanship for the LED signal modules for a period of 60 months.  The warranty period will begin on the date the traffic signal satisfactorily completes the functional test prescribed in subsection 660-3.01.7, Field Tests.  The warranty period for modules that replace failed modules will begin on the date installed.

Require the manufacturer to replace failed LED modules with new LED modules at no cost to the Department, including the cost of shipping failed modules.  The warranty does not include the cost of removing failed modules from or reinstalling new modules in a traffic signal system.  Require the manufacturer, upon notification a module has failed, to send the department, via next day delivery, prepaid authorization to return the failed module.

Require the manufacturer to deliver replacement LED modules, within 5 working days of receiving failed modules, to the location designated by the Department.

Submit all warranty documents before installing the LED modules; including the manufacturer’s toll free telephone number for returning failed LED modules.

2.	Programmed Visibility Signal Heads.

a.	Indications provide a nominal 12-inch diameter circular or arrow indication.  Meet the VTCSH requirements for color and arrow configuration.

b.	Provide each section with a 1-inch cutaway visor.

c.	Provide each signal section with an adjustable connection that permits incremental tilting from 0 to 10 degrees above or below the horizontal while maintaining a common vertical axis through couplers and mounting axis in 5 degree increments.

d.	The signal must be mountable with ordinary tools and capable of being serviced without tools.  Preset the adjustment at 4 degrees below the horizontal.

e.	The visibility of each signal face must be capable of adjustment or programming within the face.  When programmed, each signal face’s indication must be visible only in those areas or lanes to be controlled.  During dusk and darkness a faint glow to each side will be permissible.

f.	Program the head as recommended by the manufacturer and as directed by the Engineer.

3.	Housing.

a.	Parts of the housing, including the doors and end plates, must be of die cast aluminum meeting ASTM B85, and parts must be clean, smooth, and free from flaws, cracks, blow holes, or other imperfections.

b.	The housing of each signal section must be one piece with integral top, bottom, and sides, with square doors.

c.	Exposed bolts, screws, hinges, pins, and door locking devices must be stainless steel.  Interior screws and fittings must be stainless steel or approved nonferrous, corrosion resistant material.

d.	The top and bottom of each housing must have an opening to accommodate standard 1-1/2 inch pipe fittings and brackets.

e.	The top and bottom opening of each housing must have an integral serrated boss that will provide positive positioning of the signal head in 5-degree increments so as to eliminate undesirable rotation or misalignment of the signal head as well as between sections.  A total of 72 teeth must be provided in the serrated boss.  The teeth must be clean and sharp to provide positive positioning with the grooves of the mating section or framework.

f.	Fasten together individual signal sections with a cadmium plated tri-stud connector, lockwashers, and nuts with access holes for the passage of electrical conductors from one section to another.

g.	Each signal housing must have 2 integral hinge lugs located on the left side for mounting the door.

h.	Provide 1 or 2 latches on the right side of each signal housing with stainless steel wing nut assemblies to engage the door latches.

i.	Each signal housing must have a door opening with a one-piece EPDM gasket around the periphery to provide a weather tight seal with the mating door.

j.	Provide the door of each signal housing with a round opening designed to accommodate any standard traffic signal lens.

4.	Backplates.

Backplates shall not be louvered.  Install backplates around vehicular signal faces except post mounted flashers.  Furnish backplates constructed of 0.100-inch minimum thickness aluminum alloy sheet meeting ASTM B209, alloy 3003-H14.  For those backplates fabricated from 2 or more pieces of sheeting, furnish them fastened together with 3/16” aluminum rivets or bolts peened after assembly.

Furnish 3-inch wide backplates regardless of where the signals are installed, on mast arms, on top of posts, or on the sides of poles.

Furnish backplates with the back and front faces factory finished with a single coat of environmentally safe, ultraviolet-resistant, polyester powder coating that is applied electrostatically at 90 kV and baked for 20 minutes at 400 degrees Fahrenheit per ASTM D3359, ASTM D3363, and ASTM D522.  Coat the back and front faces of the backplate in a Dull Black finish meeting Federal Standard 595b-37038.

5.	Signal Mounting Hardware:  Furnish elevator plumbizers, elbow pipe fittings, and post top adapters (without a terminal compartment) with integral serrated contacts that feature 72 teeth.

Provide signal heads that will be mounted on mast arms or pipe tenons with ferrous or bronze elevator plumbizers.

For signal faces installed on the sides of poles, furnish signal frames that consist of watertight assemblies of 1½-inch nominal diameter standard steel pipe, malleable iron or brass pipe fittings, and bronze terminal compartments.  The side of the terminal compartment opposite the door shall feature a saddle shape for wobble free mounting on round poles and include a cable guide and two holes for mounting the compartment.

Furnish vehicular signal frames with a horizontal dimension between the center of the terminal compartment and the axis of the adjacent signal face of 22 inches in side mounted frames and 11 inches in post top installations.

Post top adapters shall slip fit over 4 inch nominal standard pipe and feature two rows of three cadmium plated steel setscrews.  Furnish post top adapters with terminal compartments, except one way signal heads may be installed on adapters without a terminal compartment provided the adapters include offset openings.  Provide post top adapters without a terminal compartment made of cast iron.

Furnish terminal compartments with a terminal block containing 12 poles, each with two screw type terminals.  Each terminal must accommodate at least three 14 AWG conductors.  Provide terminal compartments with a rain tight door that provide ready access to the terminal block.

For mounting each terminal compartment, furnish two ½” x 13 hot dip galvanized bolts that conform to ASTM A325 and two ½” hot dip galvanized washers that conform to ASTM F436.

740-2.15 PEDESTRIAN SIGNALS.  The following to the first paragraph.  LED Signal Heads shall conform to the following publications:

●	Pedestrian Indications:  ITE Pedestrian Traffic Control Signal Indications – Part 2:  Light Emitting Diode (LED) Pedestrian Traffic Signal Modules – March 2004.  This is hereafter referred to as “ITE PTCSI-2”.

- Delete item 2 in its entirety and substitute the following:

- Message Symbols:  Use countdown pedestrian signals with Portland orange “HAND” directly adjacent to Portland orange numbers 9 inches in height on an opaque background and the lunar white “WALKING PERSON”

Add the following as item 12:  Furnish pedestrian signals side mounted on poles with a 2-piece, hinge connected, cast aluminum clamshell bracket that mounts directly between the pole and the side of the housing.  The bracket shall fit round poles with outside diameters of 4.5 inches and greater without wobbling and allow a minimum rotation of 15 degrees when mounted on a 4.5 inch O.D. pole.  The bracket shall feature a rain tight terminal compartment and include a 12 position terminal block.  Installed, the bracket shall take less than three inches of space between the housing and pole.

For mounting each clamshell bracket, furnish two ½” x 13 hot dip galvanized bolts that conform to ASTM A325 and two spacers provided by the bracket manufacturer to keep the bolt head clear of the recess that holds the nut in a through bolted installation.

- Replace subsection 740-2.16 with the following:

740-2.16 PEDESTRIAN PUSH BUTTONS.  Tamper proof with a 2-inch minimum diameter convex 316 stainless steel actuator button.

Construct a weatherproof assembly designed to prevent an electrical shock under any weather condition and grounded per the NEC.

Push-button switch.  Furnish Polara model RBDLM2-B-4H or approved equal with the following features.  Provide a solid-state electronic piezo type, switching unit, with screw type terminals, rated 15 amperes at 125 volts, AC.  Must have the following characteristics:

1.	Switching unit that is solid-state electronic piezo rated for 100 million cycles.

2.	Sealed to prevent ice from impeding function.

3.	Must hold the call for a minimum of 5 seconds.

4.	Switch operating force of 3 pounds or less with no moving plunger or moving electrical contacts.

5.	Provide an LED indication and an audible tone or beep within the button when pushed.

6.	Must have a raised rim or ridges to protect the button from side impacts.

7.	Powder coated cast switch housing of dark olive green or black.

Where a pedestrian push button is to be mounted on top of a 2-1/2 inch diameter post, provide the housing with a slip-fitter with screws for securing to the post.

Factory finish pedestrian push button housings, mountings, brackets, and fittings with 2 coats of dull black enamel or powder coat.  Painting/powder coating is not required where the color is an integral part of the component material.

## Replace subsection 740-2.17 with the following:

740-2.17 FLASHING BEACONS.  Furnish beacons that consist of one or more traffic signal sections meeting the requirements of subsection 740-2.14 Vehicular Signal Heads.  See the Plans for the number, size, and color of the signal sections required for each beacon.

Use the flasher in signal controller cabinets to energize beacons that flash continuously and are installed near traffic signals.  Otherwise, each flashing beacon controller assembly consists of the following 120-volt ac equipment housed in a NEMA 3R enclosure:  a circuit breaker, a radio interference suppressor, a transient voltage suppressor, a NEMA Type 3 flasher, neutral and ground busses, and terminal blocks.

Controller assemblies for school zone speed limit sign beacons shall also include a time switch and a second 120-volt ac circuit breaker that protects a thermostat and heater.

The NEMA 3R enclosure shall feature a single shelf and a top-hinged cover with a hasp and staple for sealing and locking the cabinet door.

The radio interference and transient voltage suppressors shall meet the requirements of subsections 740-2.11.1.d.(3) and (4), respectively.

Use a solid-state NEMA Type 3 flasher meeting the requirements of NEMA Standard TS 1-1989, Traffic Control Systems.

Use 20 ampere, 600-volt barrier type phenolic terminal blocks with plated brass screw-type terminals and integral strips can be marked with a pen or pencil.

Furnish an RTC Manufacturing model AP41-L time switch complete with wiring harness, or an approved, calendar programmable, solid-state time switch with liquid crystal display, keyboard, input/output port, and wiring harness.  The approved time switch shall:

Operate on line voltages from 95 to 135 volts ac, operate in temperatures from -22F to 165F, and include a capacitor that provides 48 hours of back up power to retain programming and time when the unit is disconnected from ac voltage.

Include a backlit display and provide two lines of alphanumeric legend with 16 characters per line.  The display shall automatically prompt the operator while programming the device through the keyboard for ease of use.

Include an input/output port and keyboard activated special functions that transfer the program to other units and download the program to a printer for a hard copy record of the program.

Automatically compensate for changes in Daylight Savings Time and leap years and include a keyboard activated special function to quickly change the dates for the begin and end of Daylight Savings Time.

Provide at least ten basic plans for daily and/or weekly use and at least 200 program steps that are equally divided amongst the actual number of basic plans.  Each program step shall be assignable to a single day, weekend, weekday, or every day.  The time switch shall also include 20 plans that activate the basic plans to provide one year of time based control.

Include at least 4 single-pole double-throw, relay-controlled outputs rated for 15 amperes of resistive load at 115 volts ac.  Each pole shall be independently activated for steady on or momentary on and be manually switched on through the keyboard.

When a signal controller cabinet flasher is used to energize a beacon, furnish a two pole, fused block with built in fuse pullers to protect the flasher.  Furnish third party certified blocks that hold 13/32-inch by 1½-inch midget ferrule fuses, are rated for 30 amperes, and feature tubular screw terminals that accommodate conductors to 8 AWG.  Furnish blocks with two fast acting, 3-ampere (BAF-3) fuses and flat bases that can be directly mounted on a dead panel.

## Replace subsection 740-2.18 with the following:

740-2.18 ROADWAY LUMINAIRES.  Furnish luminaires that conform to the following specifications and provide the light distributions specified.  When luminaire performance criteria are specified, luminaires shall also:

- Meet or exceed the minimum initial light levels indicated.

- Provide light distribution uniformity ratios and veiling luminance ratios equal to or less than the maximums indicated.

When luminaire performance criteria are specified, submit the following information for each luminaire type and light distribution type specified:  luminaire specifications, the lumen output of the lamps that will be furnished, and current electronic photometric data to the Engineer for approval.  Furnish the photometric data in Illuminating Engineering Society (I.E.S.) format.  The Engineer will use software that calculates light levels and uniformity ratios according to the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8 to verify each luminaire provides the light levels, uniformities, and veiling luminance ratios specified.

When cut off distributions are specified, furnish luminaires with flat glass lenses and a full cutoff light distribution as defined in the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8, dated 2000.

Furnish each luminaire with a high-pressure sodium lamp of the wattage specified and matching ballast with an input voltage equal to circuit voltage.  Furnish lamps that feature a rated life of 24,000 hours based on 10 hours per start and ballasts that conform to subsection 740-2.21.

## Luminaries General

Install luminaires that feature:

1.	Corrosion resistant enclosures with gray paint finish and space for the ballast.

2.	Third party certification for use in wet locations.

3.	Glass lenses, unless polycarbonate resin refractors are specified.

4.	Terminal blocks for attaching the illumination tap conductors.

5.	Aluminum reflectors with an ALZAK or ALGLAS finish.

6.	Optical components free of substances that affect photometric performance (e.g., paint).

7.	Housings cast with no provision for a photoelectric control receptacle.

8.	Airtight reflector and lens units that breathe through activated charcoal filters and include elastomer gaskets to seal the gap between the two components.  Gasket material must withstand the temperatures involved and be securely held in place.

9.	Plug in starting aids in fixtures with lamps through 400 watts.

## Luminaries – Cobrahead

Each cobrahead luminaire shall also include:

1.	An easily removed hinged door used exclusively for mounting the ballast.

2.	A second door that frames the lens, hinges on the house side, and fastens on the street side with an automatic type latch.

3.	A four bolt mounting brackets that fit 2-inch nominal diameter standard pipe and feature a center pivot for leveling the luminaire.

Offset luminaires shall also include knuckle style pole top adapters that are sized to fit 2-inch nominal diameter standard pipe and feature a wire way meeting NEC requirements for installing three size 10 AWG conductors between the pole and the terminal block located in the luminaire.  R98usc04(4/05/07)

## Lenses

When polycarbonate resin lenses are specified, furnish lenses the fabricator certifies conforms to the following criteria.

1.	The lenses are molded in a single piece from virgin polycarbonate resin.

2.	The lenses are free from cracks, blisters, burns, and flow lines, and furnished with the natural molded surface.

3.	The lenses are of uniform density throughout and free from air, gas, or moisture pockets, and uncured areas.

4.	The lenses are transparent with a clear bluish tint, produced from ultraviolet stabilized resin to reduce the effects of ultraviolet radiation on their color properties.

5.	The resins used meet the requirements for the self-extinguishing classification of ASTM D635 and feature a minimum impact strength, Izod notched of 12 foot pounds per inch when tested according to ASTM D256, Method A, using a 1/8 inch by ½ inch bar molded according to ASTM recommended practice.  R98usc04(4/05/07)

Standard Modification

INDEX Remove the text “Approved Products List” and replace with Qualified Products List.  E36(01/27)

- APPENDIX A

Environmental Permits

- APPENDIX B

ROW Permit/Easement Figures

- APPENDIX C

Erosion and Sediment Control Plan

- APPENDIX D

Construction Surveying Requirements

- APPENDIX E

Utility Safety Requirements

- APPENDIX F

Materials Certification List

- APPENDIX G

- Sign Details