SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Design Computations

b.	Cross Sections

Copies of the above may be obtained from Ridgway's Reprographics, 6000 Arctic Boulevard, Anchorage, Alaska  99518, (907) 561-1555, at the Contractor's cost.

2.	Storm Water Manual

The Storm Water Manual may be purchased for $20 by mailing, phoning or faxing your request to the following:

Storm Water Manual

Alaska DOT&PF/EOS

3132 Channel Drive, Room 200

Juneau, Alaska  99801

Phone: (907) 465-2985   FAX: (907) 465-2460

3.	An environmental "Categorical Exclusion" is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 266-1737.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  Holidays.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(5/7/91)R30

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph.  (5/12/89)M1

102-1.06 Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07  Non-Responsive Proposals.  Delete item 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06, Preparation of Proposal.

(5/7/91)M31

Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)M2

102-1.12  Addenda Requirements.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)M3

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  Consideration of Proposals.  Add the following:  The apparent low bidder shall submit a completed Subcontractor List, form 25D-5(C), within 5 working days following receipt of written notification by the Department.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess  of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or,

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or,

9.	is determined by the Contracting Officer not to be responsible.

(4/1/93)R82

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  Changes.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)M5

Special Provisions

104-1.02  Changes.  Delete the first three paragraphs and substitute the following:  The Engineer reserves the right to make, in writing, at any time during the work, such changes in quantities and such alterations in the work as are necessary to satisfactorily complete the project.  Such changes in quantities and alterations shall not invalidate the contract nor release the surety, and the Contractor agrees to perform the work as altered.

If the alterations or changes in quantities significantly change the character of the work under the contract, whether or not changed by any such different quantities or alterations, an adjustment, excluding loss of anticipated profits, will be made to the contract.  The basis for the adjustment shall be agreed upon prior to the performance of the work.  If a basis cannot be agreed upon, then an adjustment will be made either for or against the Contractor in such amount as the Engineer may determine to be fair and equitable.

If the alterations or changes in quantities do not significantly change the character of the work to be performed under the contract, the altered work will be paid for as provided elsewhere in the contract.

The term "significant change" shall be construed to apply only to the following circumstances:

1.	When the character of the work as altered differs materially in kind or nature from that involved or included in the original proposed construction, or

2.	When a major item of work, as defined elsewhere in the contract, is increased in excess of 125 percent or decreased below 75 percent of the original contract quantity.  Any allowance for an increase in quantity shall apply only to that portion in excess of 125 percent of original contract item quantity, or in case of a decrease below 75 percent, to the actual amount of work performed.

(4/13/89)S37

104-1.03  Differing Site Conditions.  Delete in its entirety and substitute the following:  During the progress of the work, if subsurface or latent physical conditions are encountered at the site differing materially from those indicated in the contract or if unknown physical conditions of an unusual nature, differing materially from those ordinarily encountered and generally recognized as inherent in the work provided for in the contract, are encountered at the site, the party discovering such conditions shall promptly notify the other party in writing of the specific differing conditions before they are disturbed and before the affected work is performed.

Upon written notification, the Engineer will investigate the conditions, and if he determines that the conditions materially differ and cause an increase or decrease in the cost or time required for the performance of any work under the contract, an adjustment, excluding loss of anticipated profits, will be made and the contract modified in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment which results in a benefit to the Contractor will be allowed unless the Contractor has provided the required written notice.

(4/13/89)S35

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02, Changes.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)M6

Special Provisions

105-1.06  Cooperation With Utilities.  Add the following:  The Contractor shall request locates from all the utilities having facilities in the area.  Their telephone numbers are as follows:

Alaska Railroad Corporation	265-2457

DOT/PF Maintenance & Operations	745-2159

ENSTAR Natural Gas Company (Wasilla)	376-7979

Cable Television

Locate Call Center	278-3121

Matanuska Electric Association, Inc.      694-2161

Matanuska Telephone Association, Inc.     694-3121

City of Wasilla

If a cable is damaged and requires splicing, it will be repaired by the Utility with the party causing the damage paying the repair costs.  If an electric cable is damaged a second time, the cable will be replaced between junction points with the party causing the damage paying for replacing the cable.

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits.  The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

Prior to the relocation of the utility's facilities, construction staking may be required.  The Contractor shall give the Utility 2 weeks advance notice as to when the staking will be available and maintain the stakes until the utility relocation is completed.  Payment for this staking will be as follows:

1.	If, as part of the contract, the Contractor is required to provide staking in the area needed by the Utility, this work will be subsidiary to Item 642(1), Construction Surveying.

2.	If construction staking or right-of-way staking is required by the Utility in advance of the Contractor's normal schedule, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

3.	If right-of-way staking is required by the Utility, and staking the right-of-way is not a part of the contract, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

(3/3/93)R3

Standard Modifications

105-1.12  Load Restrictions.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan.  (5/7/91)M32

Special Provisions

105-1.13  Maintenance During Construction.  Add the following:  During the construction season and prior to winter shutdowns, the Contractor shall inspect and clean all storm drain sumps and petroleum separator manholes.  This inspection and maintenance of the storm drain system will not be paid for directly but will be subsidiary to work paid for under Sections 603 and 604.  (7/24/91)R4

105-1.15  Project Completion.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work scheduled under subsection 618-3.04 Maintenance of Seeded Areas and subsection 621-3.04 Period of Establishment, a letter of project completion will be issued by the Engineer.  (7/1/90)R4a

105-1.17  Claims for Adjustment and Disputes.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.

Add the following:  Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.

(12/26/90)R93

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be produced in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract amount, or $2500, whichever is greater.  Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph.  For the purposes of this paragraph, the cost is the value of the steel and iron products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(6/23/92)R156

106-1.02  Local Material Sources.  Under item 1. General, add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)S32

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement shall be provided to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)R5

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY

TO PUBLIC

Special Provisions

107-1.01  Laws to be Observed.  Add the following:  Specific Equal Employment Opportunity Responsibilities of Federal-Aid Construction Contractors.

1.	General.

a.	Equal employment opportunity requirements not to discriminate and to take affirmative action to assure equal employment opportunity as required by Executive Order 11246 and Executive Order 11375 are set forth in Required Contract Provisions (Form 25D-55) and these Special Provisions which are imposed pursuant to Section 140 of Title 23, U.S.C., as established by Section 22 of the Federal-Aid Highway Act of 1968.  The requirements set forth in these Special Provisions shall constitute the specific affirmative action requirements for project activities under this contract and supplement the equal employment opportunity requirements set forth in the Required Contract Provisions.

b.	The Contractor shall work with the State highway agencies and the Federal Government in carrying out equal employment opportunity obligations and in their review of his/her activities under the contract.

c.	The Contractor and all his/her subcontractors holding subcontracts not including material suppliers, of $10,000 or more, will comply with the following minimum specific requirement activities of equal employment opportunity:  (The equal employment opportunity requirements of Executive Order 11246, as set forth in Volume 6, Chapter 4, Section 1, Subsection 1 of the Federal-Aid Highway Program Manual, are applicable to material suppliers as well as Contractors and subcontractors.)  The Contractor shall include these requirements in every subcontract of $10,000 or more with such modification of language as is necessary to make them binding on the subcontractor.

2.	Equal Employment Opportunity Policy.

The Contractor shall accept as his operating policy the following statement which is designed to further the provision of equal employment opportunity to all persons without regard to their race, color, religion, sex, or national origin, and to promote the full realization of equal employment opportunity through a positive continuing program:

It is the policy of this Company to assure that applicants are employed, and that employees are treated during employment, without regard to their race, religion, sex, color, or national origin.  Such action shall include:  employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship, preapprenticeship and/or on-the-job training.

3.	Equal Employment Opportunity Officer.

The Contractor shall designate and make known to the State highway agency contracting officers an equal employment opportunity officer (hereinafter referred to as the EEO Officer) who will have the responsibility for and must be capable of effectively administering and promoting an active Contractor program of equal employment opportunity and who must be assigned adequate authority and responsibility to do so.

4.	Dissemination of Policy.

a.	All members of the Contractor's staff who are authorized to hire, supervise, promote, and discharge employees, or who recommend such action, or who are substantially involved in such action, will be made fully cognizant of, and will implement, the Contractor's equal employment opportunity policy and contractual responsibilities to provide equal employment opportunity in each grade and classification of employment.  To ensure that the above agreement will be met, the following actions will be taken as a minimum:

(1)	Periodic meetings of supervisory and personnel office employees will be conducted before the start of work and then not less often than once every six months, at which time the Contractor's equal employment opportunity policy and its implementation will be reviewed and explained.  The meetings will be conducted by the EEO Officer or other knowledgeable company official.

(2)	All new supervisory or personnel office employees will be given a thorough indoctrination by the EEO Officer or other knowledgeable company official covering all major aspects of the Contractor's equal employment opportunity obligations within thirty days following their reporting for duty with the Contractor.

(3)	All personnel who are engaged in direct recruitment for the project will be instructed by the EEO Officer or appropriate company official in the Contractor's procedures for locating and hiring minority group employees.

b.	In order to make the Contractor's equal employment opportunity policy known to all employees, prospective employees and potential sources of employees, i.e., schools, employment agencies, labor unions (where appropriate), college placement officers, etc., the Contractor shall take the following actions:

(1)	Notices and posters setting forth the Contractor's equal employment opportunity policy will be placed in areas readily accessible to employees, applicants for employment and potential employees.

(2)	The Contractor's equal employment opportunity policy and the procedures to implement such policy will be brought to the attention of employees by means of meetings, employee handbooks, or other appropriate means.

5.	Recruitment.

a.	When advertising for employees, the Contractor shall include in all advertisements for employees the notation:  "An Equal Opportunity Employer."  All such advertisements will be published in newspapers or other publications having a large circulation among minority groups in the area from which the project work force would normally be derived.

b.	The Contractor shall, unless precluded by a valid bargaining agreement, conduct systematic and direct recruitment through public and private employee referral sources likely to yield qualified minority group applicants, including, but not limited to, State employment agencies, schools, colleges and minority group organizations.  To meet this requirement, the Contractor shall, through his EEO Officer, identify sources of potential minority group employees, and establish with such identified sources procedures whereby minority group applicants may be referred to the Contractor for employment consideration.

In the event the Contractor has a valid bargaining agreement providing for exclusive hiring hall referrals, he is expected to observe the provisions of that agreement to the extent that the system permits the Contractor's compliance with equal employment opportunity contract provisions.  (The U.S. Department of Labor has held that where implementation of such agreements have the effect of discriminating against minorities or women, or obligates the Contractor to do the same, such implementation violates Executive Order 11246, as amended.)

c.	The Contractor shall encourage his present employees to refer minority group applicants for employment by posting appropriate notices or bulletins in areas accessible to all such employees.  In addition, information and procedures with regard to referring minority group applicants will be discussed with employees.

6.	Personnel Actions.

Wages, working conditions, and employee benefits shall be established and administered, and personnel actions of every type, including hiring, upgrading, promotion, transfer, demotion, layoff and termination, shall be taken without regard to race, color, religion, sex, or national origin.  The following procedures shall be followed:

a.	The Contractor shall conduct periodic inspections of project sites to insure that working conditions and employee facilities do not indicate discriminatory treatment of project site personnel.

b.	The Contractor shall periodically evaluate the spread of wages paid within each classification to determine any evidence of discriminatory wage practices.

c.	The Contractor shall periodically review selected personnel actions in depth to determine whether there is evidence of discrimination.  Where evidence is found, the Contractor shall promptly take corrective action.  If the review indicates that the discrimination may extend beyond the actions reviewed, such corrective action shall include all affected persons.

d.	The Contractor shall promptly investigate all complaints of alleged discrimination made to the Contractor in connection with his obligations under this contract, will attempt to resolve such complaints, and will take appropriate corrective action within a reasonable time.  If the investigation indicates that the discrimination may affect persons other than the complainant, such corrective action shall include such other persons.  Upon completion of each investigation, the Contractor shall inform every complainant of all of his avenues of appeal.

7.	Training and Promotion.

a.	The Contractor shall assist in locating, qualifying, and increasing the skills of minority group and women employees, and applicants for employment.

b.	Consistent with the Contractor's work force requirements and as permissible under Federal and State regulations, the Contractor shall make full use of training programs, i.e., apprenticeship, and on-the-job training programs for the geographical area of contract performance.  Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.  In the event the Training Special Provision is provided under this contract, this subparagraph will be superseded as indicated.

c.	The Contractor shall advise employees and applicants for employment of available training programs and entrance requirements for each.

d.	The Contractor shall periodically review the training and promotion potential of minority group and women employees and will encourage eligible employees to apply for such training and promotion.

8.	Unions.

If the Contractor relies in whole or in part upon unions as a source of employees, the Contractor shall use his/her best efforts to obtain the cooperation of such unions to increase opportunities for minority groups and women within the unions, and to effect referrals by such unions of minority and female employees.  Actions by the Contractor either directly or through a Contractor's association acting as agent will include the procedures set forth below:

a.	The Contractor shall use best efforts to develop, in cooperation with the unions, joint training programs aimed toward qualifying more minority group members and women for membership in the unions and increasing the skills of minority group employees and women so that they may qualify for higher paying employment.

b.	The Contractor shall use best efforts to incorporate an equal employment opportunity clause into each union agreement to the end that such union will be contractually bound to refer applicants without regard to their race, color, religion, sex, or national origin.

c.	The Contractor is to obtain information as to the referral practices and policies of the labor union except that the extent such information is within the exclusive possession of the labor union and such labor union refuses to furnish such information to the Contractor, the Contractor shall so certify to the State highway department and shall set forth what efforts have been made to obtain such information.

d.	In the event the union is unable to provide the Contractor with a reasonable flow of minority and women referrals within the time limit set forth in the collective bargaining agreement, the Contractor shall, through independent recruitment efforts, fill the employment vacancies without regard to race, color, religion, sex, or national origin, making full efforts to obtain qualified and/or qualifiable minority group persons and women.  (The U.S. Department of Labor has held that it shall be no excuse that the union with which the Contractor has a collective bargaining agreement providing for exclusive referral failed to refer minority employees.)  In the event the union referral practice prevents the Contractor from meeting the obligations pursuant to Executive Order 11246, as amended, and these special provisions, such Contractor shall immediately notify the State highway agency.

9.	Subcontracting.

a.	The Contractor shall use his best efforts to solicit bids from and to utilize minority group subcontractors or subcontractors with meaningful minority group and female representation among their employees.  Contractors shall obtain lists of minority-owned construction firms from State highway agency personnel.

b.	The Contractor shall use his best efforts to ensure subcontractor compliance with their equal employment opportunity obligations.

10.	Records and Reports.

a.	The Contractor shall keep such records as are necessary to determine compliance with the Contractor's equal employment opportunity obligations.  The records kept by the Contractor shall be designed to indicate:

(1)	the number of minority and nonminority group members and women employed in each work classification on the project,

(2)	the progress and efforts being made in cooperation with unions to increase employment opportunities for minorities and women (applicable only to Contractors who rely in whole or in part on unions as a source of their work force),

(3)	the progress and efforts being made in locating, hiring, training, qualifying, and upgrading minority and female employees, and

(4)	the progress and efforts being made in securing the services of minority group subcontractors or subcontractors with meaningful minority and female representation among their employees.

b.	All such records must be retained for a period of three years following completion of the contract work and shall be available at reasonable times and places for inspection by authorized representatives of the State highway agency and the Federal Highway Administration.

c.	The Contractors will submit an annual report to the State highway agency each July for the duration of the project, indicating the number of minority, women, and non-minority group employees currently engaged in each work classification required by the contract work.  This information is to be reported on Form PR 1391.  If on-the-job training is being required by "Training Special Provision", the Contractor shall be required to furnish State of Alaska Form 25A-312.

(4/8/83)S15

107-1.11  Protection and Restoration of Property and Landscape.  Add the following to the third paragraph:  When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2575.

Add the following:  The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.  (5/7/91)S47

The Contractor shall not excavate, nor use for fill, any material at any site suspected of or found to contain hazardous materials or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected of or found to contain hazardous materials or petroleum fuels.

The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.  If the Contractor chooses to pursue permit modifications, such modifications shall be requested through the Engineer.

The Contractor shall do no work, such as stockpiling, staging, fording, parking or trespassing below the ordinary high water mark of any watercourse, except for that work specified by the Contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

(5/27/92)R7

Standard Modifications

107-1.13  Responsibility for Damage Claims.  In the first sentence, change "claims or actions for injuries" to read claims, actions or liabilities for injuries".  (5/12/89)M9

Special Provisions

107-1.15 Contractor's Responsibility for Work.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.  (5/7/91)S48

Standard Modifications

107-1.16  Contractor's Responsibility For Utility Property And Services.  In the last sentence of the third paragraph delete: "by the local fire authority."  (5/12/89)M10

Special Provisions

107-1.16  Contractor's Responsibility for Utility Property and Service.  Add the following after the first paragraph:  When working within 10 feet of an overhead electrical line or conductor, the Contractor shall comply with the requirements of Alaska Statutes AS 18.60.670 through AS 18.60.695.

Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the utility.

(10/1/92)R8

Add the following:  Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 10 feet of an overhead electrical line.

2.	Operations anticipated to be within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment which is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work to be performed.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will not be paid for separately, but will be subsidiary to the item(s) of work being performed requiring cable watch services.

107-1.21  Permits.  Add the following subsection:  The following permits have been received on the Contractor's behalf by the Department:

Department of the Army, Corps of Engineers Nationwide Permit No. 23, _____ dated ________.

Department of Fish and Game Title 16 Permit No. FG______ dated ________.

The permits obtained by the Department are attached to these specifications as Appendix A.  The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have copies of the permits posted in the project office.

(9/1/89)R9

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Delete the third paragraph on page 56 and substitute the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License,

2.	business license for trucking together with supporting documents that list the driver as the business owner or corporate officer,

3.	documents showing the driver's ownership interest in the truck including:

a.	truck registration, and

b.	lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the contract.  These criteria are:

1.	The owner-operator's right to control the manner in which the work is to be performed,

2. 	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)S49

108-1.03  Prosecution and Progress.  In the first paragraph, delete the words "At this time" and substitute:  "Five working days before the preconstruction conference".  (5/7/91)S50

Standard Modifications

108-1.03  Prosecution and Progress.  In Item 1. insert: ", in a format acceptable to the Engineer," immediately after the words: "a progress schedule".  (5/12/89)M11

108-1.03  Prosecution and Progress.  Add the following:  The construction of this project shall be planned and recorded with a Critical Path Method (CPM) schedule.  The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

1.	Preparation of CPM Schedule.  At the preconstruction conference, the Contractor shall submit for the Engineer's approval, a detailed initial CPM schedule.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed CPM schedule are required, the Contractor shall do so promptly.  The CPM schedule must be finalized within 60 days of the Notice to Proceed.

2.	Schedule Requirements.  The CPM schedule shall be set up so that the schedule may be read by Prima Vera scheduling software being run on an IBM compatible micro computer with a 1.44 mb disk drive.  All required CPM schedule submittals shall include 1 hard copy and 1 copy of the same schedule on a 3.5-inch double sided diskette.

The CPM schedule shall be presented as a Precedence Diagram Network developed in the activity-on-node format and shall include:

a.	activity description,

b.	activity duration,

c.	resources required for each of the project activities, including:

(1)	labor, showing:

-work days per week

-holidays

-shifts per day

-hours per shift

(2)	equipment, including the number of units of each type of equipment, and

(3)	materials.

The activity-on-node diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	Schedule Updates.  Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.  The Contractor shall submit a revised CPM schedule within 7 calendar days after this meeting.  The revised schedule shall show finish dates of completed activities and updated times for the remaining work, including any addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

In addition to the CPM schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

After approval of the progress schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.  Department representatives may be attending public meetings and community council meetings, and the spokesperson shall accompany them and provide a brief description and answer questions about the Contractor's work and schedules for the project.  The spokesperson will also be required to accompany the Engineer to residents and businesses affected by the project when disputes or problems arise as a result of the work being performed under this contract.  The spokesperson must be able to commit the Contractor to courses of action when needed to resolve problems.

(7/24/91)R12

Preparation and updating of the CPM schedule and two week work plans and providing a Contractor spokesperson will not be paid for directly.  Failure to submit the CPM work schedule and two week work plans as specified will result in partial withholding of progress payments in accordance with subsection 109-1.06, Progress Payments.

(1/27/92)R11a

108-1.05  Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer.  (9/1/89)R13

108-1.06  Determination and Extension of Contract Time.  Add the following:

4.	Suspensions of Work Ordered by the Engineer.  If the performance of all or any portion of the work is suspended or delayed by the Engineer in writing for an unreasonable period of time (not originally anticipated, customary, or inherent to the construction industry) and the Contractor believes that additional compensation and/or contract time is due as a result of such suspension or delay, the Contractor shall submit to the Engineer in writing, a request for adjustment within 7 calendar days of receipt of the notice to resume work.  The request shall set forth the reasons and support for such adjustment.

Upon receipt, the Engineer will evaluate the Contractor's request.  If the Engineer agrees that the cost and/or time required for the performance of the contract has increased as a result of such suspension and the suspension was caused by conditions beyond the control of and not the fault of the Contractor, its suppliers, or subcontractors at any approved tier, and not caused by weather, the Engineer will make an adjustment (excluding profit) and modify the contract in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment will be allowed unless the Contractor has submitted the request for adjustment within the time prescribed.

No contract adjustment will be allowed under this clause to the extent that performance would have been suspended or delayed by any other cause, or for which an adjustment is provided for or excluded under any other term or condition of this contract.

(4/13/89)S36

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  General.  Add the following:  When more than one variety of material or work item is specified for a single pay item number, letter or numeric suffixes will be included within the parenthesis to differentiate the types.  (9/1/89)R14

109-1.02  Measurement of Quantities.  Add the following:

TABLE 109-1

| CONVERSION TO THE SI INTERNATIONAL SYSTEM OF UNITS* |  |  |
| --- | --- | --- |
| To convert from | to | Multiply by |
| mile (US Statute) | meter (m) | 1,609.347 |
| foot | meter (m) | 0.3048 |
| foot (US survey) | meter (m) | 1200/3937 |
| inch | meter (m) | 0.0254 |
| square foot | square meter (m2) | 0.09290304 |
| square yard | square meter (m2) | 0.8361274 |
| acre (US Survey) | square meter (m2) | 4,046.873 |
| cubic foot | cubic meter (m3) | 0.02831685 |
| cubic yard | cubic meter (m3) | 0.7645549 |
| gallon (US liquid) | cubic meter (m3) | 0.003785412 |
| M. Gal. | cubic meter (m3) | 3.785412 |
| pound (lb avoirdupois) | kilogram (kg) | 0.45359237 |
| ton (short, 2000 lb) | kilogram (kg) | 907.1847 |
| pound-force (lbf) | newton (N) | 4.448222 |
| footcandle | lux (lx) | 10.76391 |
| degree Fahrenheit | degree Celsius ("C) | t"C=(t"F-32)/1.8 |

* From ASTM publication E380-89a, Standard Practice for Use of the International System of Units (SI) The Modernized Metric System.

(1/31/92)R136

Standard Modifications

109-1.03 Scope of Payment.  Delete the last sentence of the fourth paragraph.  (5/7/91)M33

Special Provisions

109-1.04  Compensation for Altered Quantities.  In the third indented subparagraph, delete the following:  ", except that the total payment for the item shall not exceed 75 percent of the total amount bid for the item".  (4/13/89)S38

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)R14a

109-1.06  Progress Payments.  Add the following:

Failure to submit schedules in accordance with subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage may be released by the Engineer upon receipt of current schedules from the Contractor.  (1/27/92)R137

109-1.07  Payment For Materials on Hand.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska only.  (9/1/89)R16

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, Code of Federal Regulations (CFR), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  Interpretation.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular Contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03 Item 3. for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a Contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Utilization Goal in order to be eligible for award of this contract.

120-3.01  Determination of Compliance.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of good faith effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the good faith effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient good faith effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient good faith effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite good faith effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a commercially useful function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending good faith effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate good faith effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a commercially useful function.  The following criteria will be used by the Engineer to determine if work will be considered commercially useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their good faith effort in accordance with the provisions of Subsection 120-3.02, Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, all of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the good faith effort expended in accordance with 120-3.02, Good Faith Effort.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Utilization Goal those monies allowed by the Engineer in 120-3.03.04 as actually paid to certified DBE firms for commercially useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for commercially useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under subsection 120-5.01, Basis of Payment.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100 percent.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for good faith effort as a condition of award per section 120-2.01, Utilization Goal, until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per subsection 120-3.03, Item 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

A change order is not required for asphalt price adjustment, the Notice to Proceed shall constitute the notice required to initiate asphalt price adjustment.  (12/8/92)R169

Payment or Deduction will be made under:

Pay Item No.        Pay Item         Pay Unit

120(1)        DBE Adjustment   Contingent Sum

(5/5/89)S33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-2.04  Removal of Pavement, Sidewalks, Curbs, Etc.  Add the following:  Pavement removed may be used in the construction of the embankment.  It shall be placed away from wetlands, and no closer than 300 feet to a waterbody.  The broken asphalt pieces shall be six inches or less in maximum dimension.

For disposal of removed asphalt not used in the embankment, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by the DEC for disposal of removed asphalt.  A DEC permitting officer in Anchorage may be contacted at 563-6529.

A DEC approved site for disposal of removed asphalt is available at no charge to the Contractor at the Hiland Road Solid Waste Facility.  In order to use this site, the Contractor shall meet the following requirements:

1.	All dumping shall be coordinated through the Eagle River Street Maintenance office at 694-3487.

2.	Leveling course material may be included with removed asphalt if it does not exceed 30 percent of the total volume delivered.

3.	For quantities over 500 tons, the Contractor shall stockpile materials in a manner acceptable to the Municipality of Anchorage.

(6/1/92)R84a

Standard Modifications

202-3.01  Method of Measurement.  Delete the fourth and fifth paragraphs and substitute the following:  Mail box installations will be measured by each complete unit of the type (single, double or multiple) specified.

Newspaper tube installations will not be measured for payment but will be considered subsidiary to mail box installations.

202-4.01  Basis of Payment.  Delete the third paragraph and substitute the following:  Mail box installations will be paid for at the contract price per unit.  Such price shall be full compensation for removal, temporary relocation and final installation of mail boxes and newspaper tubes.

Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

202(12)      Double Mail Box Installation	Each

(5/7/91)M34

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  Description.  Add the following:  Ditch linear grading shall include the excavation and final shaping of designated ditches and slopes for drainage as approved by the Engineer.

Pathway linear grading shall include all the preparation and excavation necessary to construct a pathway or sidewalk when it is outside of the roadway slope limits, as shown on the plans, or as field located by the Engineer.

203-3.01  General.  Add the following:  Obliteration of driveways shall include all grading operations necessary to remove the existing approach no longer needed for access.  The contractor shall match the existing roadway shoulders and ditches on either side of the driveway to be obliterated, to establish a uniform roadway cross section.  The area beyond the roadway ditches shall be rough graded so as to restore approximately the original contour of the ground.

Standard Modifications

203-3.02  Embankment Construction.  On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible.  (5/7/91)M35

Special Provisions

203-3.02  Embankment Construction.  On page 96, delete the first sentence of the second paragraph, and substitute the following:  Roadway embankments shall be placed in horizontal layers not exceeding eight inches in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by one foot and transversely by 20-feet.

Add the following:  Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope of Work.  (9/1/89)R23

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.  (5/12/89)M12

Special Provisions

203-4.01  Method of Measurement.  Add the following:  Measurement of ditch linear grading, whether flat bottom or "V" ditch, will be measured for payment by the station along the center of the ditch.

Measurement of pathway linear grading will be along the center of the facility when constructed as stated above.

Measurement of Item 203(27), Obliteration of Driveway, will be the actual number of driveways obliterated as shown on the plans or as directed.

Standard Modifications

203-5.01  Basis of Payment.  Change Pay Items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)M12

Special Provisions

203-5.01  Basis of Payment.  Add the following:  Linear grading for ditches, pathways and sidewalks will be paid by the station; and payment so made will be full compensation for furnishing all equipment, labor, tools and incidentals to provide the preparation, excavating and shaping necessary to complete the work.  The materials used for the construction of the pathway or sidewalk will be paid under their respective pay items.

Payment for obliteration of driveways will be full compensation for all excavation and grading required to complete the work as specified.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

203(17)	Ditch Linear Grading	Station

203(18)	Pathway Linear Grading	Station

203(27)	Obliteration of Driveway	Each

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 Materials.  Add the following: Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  Material shall be utilized for electrical conduit bedding and backfill below or outside the pavement structure if the material meets the minimum requirements of Selected Material, Type C as specified in Subsection 703-2.07, Selected Material.

204-3.01  Construction Requirements.  Add the following to the third paragraph:  Material utilized for electrical conduit bedding and backfill outside the pavement structure shall be placed in layers and compacted as approved by the Engineer.

(10/22/92)R25

SECTION 205

EXCAVATION, BACKFILL AND

FOUNDATION FILL FOR STRUCTURES

Special Provisions

205-3.03  Backfill.  Add the following:  All backfill placed within 1 foot of a structural unit shall be graded to pass the 3-inch sieve.

203-5.01  Basis of Payment.  Add the following:  Grading and placement of material used within 1 foot of structural units will not be paid for directly, but will be subsidiary to Item 203(___) Borrow, Type __.

(6/5/92)R154

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  Materials.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements for Grading D-1.  (10/1/91)R116

301-3.01  Placing.  Add the following:  Base course material used for the sidewalk, pathway or median foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface.  (9/1/89)R26

Delete this Section in its entirety and substitute the following:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-1.01  Description.  This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the asphalt concrete mixture on a previously prepared surface, all as specified in the contract and in conformance with the lines, grades and thicknesses shown on the plans.

401-2.01  Composition of Asphalt Concrete Mixtures and Job Mix Design.  Asphalt concrete mixtures shall be composed of aggregate, asphalt cement, and required additives combined within the limits for the type and class specified in the contract.

The Contractor shall provide an asphalt concrete mixture that meets the asphalt concrete mix design requirements of Table 401-1 for the appropriate Type and Class of asphalt concrete.  The Engineer will evaluate the Trial Job Mix Design to determine conformance with Table 401-1, when tested in accordance with ATM T-17.

At least 15 calendar days prior to the production of asphalt concrete pavement mix, the Contractor shall submit the following to the Engineer:

1.	Notification that aggregate proposed for the asphalt concrete mixture is available for sampling.

2.	A letter stating the proposed gradation for the Trial Job Mix Design, gradations for individual stockpiles, and blend ratio for each aggregate stockpile.

3.	A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in  Section 702, manufacturer's certificate of compliance with Section 702, and a temperature viscosity curve for the asphalt cement.

4.	A 1/2 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

5.	The Contractor shall accompany the Engineer during sampling, and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.

The Engineer will evaluate the gradation for the Trial Job Mix Design and suitability of the materials submitted.  If the asphalt concrete mixture conforms to the asphalt concrete mix design requirements specified in Table 401-1, when tested in accordance with ATM T-17, the Engineer will approve the Trial Job Mix Design and specify a target value for the asphalt cement content, mixing temperature and additives.

If the Trial Job Mix Design does not conform to the asphalt concrete mix design requirements specified in Table 401-1, when tested by the Engineer, the Contractor shall submit in writing to the Engineer another proposed gradation for a second Trial Job Mix Design.  Samples of aggregate and additional asphalt cement shall be obtained in the same manner as for the original Trial Job Mix Design.  The Engineer shall evaluate and test the second Trial Job Mix Design and either approve or disapprove the design based on the contract requirements.  The above procedure shall be repeated until the Trial Job Mix Design is approved.  Trial Job Mix Design test results will be available within 7 calendar days of each submittal.

If the Contractor proposes a change in source of aggregate material, source of asphalt cement or a change in the gradation target values after production has started, the Contractor shall submit in writing the proposed gradation target values to the Engineer and request a new Trial Job Mix Design be evaluated for approval.  The Contractor shall accompany the Engineer during sampling and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.  Approval of the new Trial Job Mix Design and/or aggregate material will require testing and evaluation.  Trial Job Mix Design test results will be available within 15 calendar days of submittal.  If the asphalt concrete mixture conforms to the asphalt concrete mix design requirements specified in Table 401-1, when tested in accordance with ATM T-17, the Engineer will develop a new target value for the asphalt cement content, mixing temperature and additives.  The new target values for gradation and asphalt cement content will only be in effect on asphalt concrete mixture produced after the Contractor submittal of the new gradation target values for the Trial Job Mix Design.

The location and type of the mixing plant shall be included with the Trial Job Mix Design data.  Asphalt concrete mixtures produced from different plants shall not be mixed.

The first trial job mix design for each source of coarse aggregate type or class will be tested at no cost to the Contractor.  If the initial job mix design meets the requirements of subsection 401-2.01, additional mix designs requested by the Contractor will be assessed a fixed fee of $1,500 each.

If the first trial job mix design does not meet the requirements of subsection 401-2.01, a second mix design will be performed at no cost to the Contractor.  All subsequent job mix designs after the second mix design will be assessed a fixed fee of $1,500 each.

Temporary pavement shall meet the requirements for Asphalt Concrete, Type II, Class B.

Table 401-1

Asphaltic Concrete Mix Design Requirements

Design Parameters Class A Class B Class C

Stability, lbs., minimum 1,800 1,200 750 Flow, 0.01 inch (0.25 mm) 8-14 8-16 8-18 Voids in total mix, percent 3-5 3-5 2-5 Compaction, number of blows each side of test specimen 75 50 35 Dust-asphalt ratio * 0.6-1.4 0.6-1.4 N/A Voids in mineral aggregate (VMA) Type I 12.0 11.0 N/A Type II 13.0 12.0 N/A Type III 14.0 13.0 N/A * Dust-asphalt ratio is defined as the percent of material passing the U.S. No. 200 sieve divided by the percent of asphalt (calculated by weight of mix).

401-2.02  Aggregates.  Aggregate gradation shall be of the type specified in the contract and shall conform to the requirements of Subsection 703-2.04.

401-2.03  Asphalt Materials.  The grade of asphalt cement will be specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702.  Asphalt cement may be conditionally accepted at the source.  If the material is to be conditionally accepted at the source, the Contractor shall provide a manufacture's certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the material is shipped.

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the asphalt supplied for the Trial Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended while a new Trial Job Mix Design proposal is submitted for approval.

401-2.04  Anti-Strip Additives.  Anti-strip agents shall be used in the proportions determined by ATM T-14 and shall be included in the approved Trial Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.

401-2.05  Process Quality Control.  It is expressly understood that the Contractor is solely responsible for the sampling and testing of material for process control of the asphalt concrete mixture including screening, crushing, blending, stockpiling of the aggregate, production of the asphalt concrete mixture and monitoring compaction of the asphalt concrete mixture.

CONSTRUCTION REQUIREMENTS

401-3.01  Weather Limitations.  The asphalt concrete mixture shall not be placed on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture.  No asphalt concrete mixture for a leveling course shall be placed unless the surface temperature is 40 degrees F or warmer.

401-3.02  Equipment.  All equipment shall be in good working order and free of asphalt concrete mix buildup.  All equipment shall be available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

401-3.03  Bituminous Mixing Plants.  Mixing plants shall conform to AASHTO M 156.

Proportioning (batch) scales shall not be used for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

401-3.04  Hauling Equipment.  Trucks used for hauling asphalt mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department's Approved Products List.  Diesel fuel or fuel oil shall not be used as an asphalt release agent.

Each truck shall have a watertight canvas cover of such size as to extend at least one foot over the sides and end of the truck bed and be adequately secured to protect the asphalt concrete mixture.  The use of the canvas cover shall be at the Engineer's direction.

401-3.05  Asphalt Pavers.   Asphalt pavers shall be self-propelled units provided with a heated vibratory screed. Grade and cross slope shall be controlled through the use of automatic grade and slope control devices.  The paver screed control system shall be automatically actuated by the use of an erected string line or a mobile stringline (ski) at least 30 feet in length on the high side of the paver.  Grade control shall be used on either  a) both the high and low sides or b) grade control on the high side and slope control on the low side.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation.  The hopper shall be equipped with a distribution system to place the asphalt concrete mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Auger extensions shall be within 1.5 feet of the screed extension on both sides.

The use of a pickup machine to transfer the asphalt concrete mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collection of the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any other detrimental effects are observed.

401-3.06  Rollers.  The Contractor shall supply a sufficient number and weight of rollers to compact the mixture to the required density while maintaining the pace of the paving operations.  Rollers shall be steel wheel and pneumatic tire type rollers.  The rollers shall be self propelled and capable of reversing without backlash.  They shall be specifically designed to compact hot asphalt concrete mixtures.  The use of equipment which results in crushing of the aggregate will not be permitted.

Pneumatic tire rollers shall be fully skirted, shall be at least 6 feet wide, and shall be configured such that the rear group of tires align to cover the spaces between the front group of tires.  The roller shall have an operating weight per tire of at least 3,000 pounds.  Tires shall be of equal size, a minimum of 20 inches in diameter, shall be inflated to at least 80 psi and  maintained so that tire pressures do not vary more than 5 psi between any two tires.

401-3.07  Preparation of Existing Surface.  Existing surfaces shall be prepared in conformance with the plans and specifications.  Existing paved surfaces shall be cleaned of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

Contact surfaces of curbing, gutters, manholes, and other structures shall be coated with a thin, uniform coating of tack coat material in conformance with Section 402 prior to the asphalt concrete mixture being placed.

Surfaces which have received a prime coat shall be allowed to cure.  Surfaces which have received an emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixture.

401-3.08  Preparation of Asphalt.  A continuous supply of the asphalt cement shall be supplied to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing temperature.

401-3.09  Preparation of Aggregates.  The aggregate for the asphalt concrete mixture shall be heated and dried to a temperature compatible with the mix requirements specified.  Flames used for drying and heating shall be properly adjusted to avoid damage to the aggregate and to avoid the presence of unburned fuel on the aggregate.  Any asphalt concrete mixture in which soot or fuel is present shall be wasted and no payment made.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5 percent (by total weight of mix), as determined by ATM T-25.

401-3.10  Mixing.  The aggregate, asphalt cement and additives shall be combined in the mixer in the amounts required by the Job Mix Design.

The materials shall be mixed such that a complete and uniform coating of the aggregate is obtained.  For batch plants, dry aggregate shall be in motion prior to the addition of asphalt cement.  Wet mixing time shall be adequate to obtain 98 percent coated particles when tested in accordance with AASHTO T 195.

The temperature of the asphalt concrete mixture at the time of the mixing shall be as determined by the Job Mix Design.

401-3.11  Temporary Storage of Asphalt Concrete Mixture.  Temporary storing or holding of hot asphalt concrete mixture in silo type storage bins will be permitted.

All the asphalt concrete mixture drawn from the silo type storage bins shall conform to all of the requirements for asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Rejected asphalt concrete mixture shall be disposed of by the Contractor at a DEC approved site, at no cost to the State.

401-3.12  Spreading and Placing.  The Contractor shall submit a Paving Plan for the Engineer's review a minimum of five working days prior to initiating the paving operation.  The plan shall consist of but not be limited to the following:

1.	Paving schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, weight, and operating speed of rollers.

e.	Location of longitudinal joints and method of constructing transverse joints.

f.	Construction plan for paving intersections and driveways.

The asphalt concrete mixture shall be laid upon a surface approved by the Engineer, spread and struck off and compacted to the required compacted thickness.  Asphalt pavers shall be used to distribute the asphalt concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 401-3.14, Joints.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable, the asphalt concrete mixture shall be spread, raked and luted by hand tools.  For such areas the asphalt concrete mixture shall be placed to the required compacted thickness.

Any asphalt concrete mixture which is contaminated or segregated will be rejected.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours.  When the pavement edge dropoff exceeds 2 inches, shoulder material shall be placed against the pavement edge.

When multiple lifts are specified in the contract, the final lift shall not be placed until all lower lifts throughout that segment, as defined by the Paving Plan, has been placed and accepted.  The final lift through a segment shall not be placed until all traffic control operations that conflict with the final configuration through that segment are completed.

Asphalt to be placed over bridge membranes shall not be placed until the membrane has cured to the proper state to prevent damage by the overlaying operation.  Vehicles, except the spreader and trucks used for hauling the asphalt overlay mix, shall not be operated on the membrane.  Paving machines used over the membrane waterproofing shall be rubber tired or rubber tracked.   The Contractor shall adhere to the manufacturer's published minimum and maximum temperature limitations for asphalt overlay material.  Steel-wheeled rollers only shall be used to compact the asphalt paving on the bridge decks.  The use of vibratory rollers, with vibrator on, will not be permitted.

401-3.13  Compaction.  Immediately after the asphalt concrete mixture has been spread, struck-off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.

The target value for density will be 94 percent of the maximum specific gravity (MSG) as determined in accordance with AASHTO T 209 for the first sample from each lot of asphalt concrete mixture as defined in subsection 401-4.02, Acceptance Sampling and Testing.  Acceptance testing for field density will be determined in accordance with ATM T-18.  (Acceptance testing for field density of leveling course or temporary pavement will not be done.)

The asphalt concrete mixture, including leveling course, shall have a minimum of 3 complete passes with a pneumatic-tired roller prior to cooling to 175 degrees Fahrenheit.  A pass is defined as once over each point on the pavement surface.

Areas not accessible to the rollers shall be graded with rakes and lutes and compacted with mechanical tampers.  For depressed areas, a trench roller may be used to achieve the required compaction.

Any asphalt concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective shall be removed and replaced with fresh hot asphalt concrete mixture, which shall be compacted to conform with the surrounding area.  Any area showing an excess or deficiency of asphalt cement shall be removed and replaced.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

401-3.14  Joints.  Joints shall be constructed to ensure a continuous bond between old and new sections of the course.  All joints shall present the same texture and smoothness as other sections of the course.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Improperly formed joints resulting in surface irregularities shall be removed full depth, replaced with new material, and thoroughly compacted.  Rolling of joints after the material has cooled below 160 degrees Fahrenheit shall not be allowed.  All pavement removal shall be precut to a neat line with a power driven saw.

A thin tack coat of asphalt cement or asphalt emulsion shall be applied on all cold joints and allowed to break prior to placing any fresh asphalt concrete mixture against the joint.  This work shall be completed by the Contractor just prior to paving.

Transverse joints shall be formed by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.

The longitudinal joints in one layer shall offset those in the layer immediately below by at least six inches.  The joints shall be at lane lines. Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset not more than 6 inches from the edge of the stripe.

401-3.15  Surface Tolerance.  The surface will be tested after final rolling at selected locations using a 10 foot straightedge.  The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.  The asphalt concrete mixture in all defective areas shall be removed and replaced.  All costs associated with removal and replacement of asphalt concrete mixture in the defective areas shall be borne by the Contractor.

401-3.16  Patching Defective Areas.  Any asphalt concrete mixture that becomes contaminated with foreign material or is in any way defective as determined by the Engineer shall be removed.  Skin patching will not be permitted.  Defective materials shall be removed for the full thickness of the course.  The pavement shall be cut so that the sides are perpendicular or parallel to the direction of traffic and so that the edges are vertical.  Edges shall be coated with a thin tack coat of material in accordance with Section 402.  Fresh asphalt concrete mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements.  The asphalt concrete mixture shall be compacted to the density specified.  No payment shall be made for material replacing defective material.  All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01  Method of Measurement.  The asphalt concrete mixture will be measured by the ton or by the square yard in accordance with Section 109.  The tonnage used shall be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement material and anti-stripping additive in the mixture.

The weight of asphalt cement shall be calculated using the percent of asphalt cement for each sublot multiplied by the total tonnage represented by that sublot.  Percent of asphalt shall be determined by ATM  T-23.  The same tests used for the acceptance of the lot shall be used for computation of the asphalt cement.

No payment will be made for any asphalt cement in excess of 0.4 percent above the optimum asphalt content specified in the mix design.

Any leftover, waste and diversion will be calculated in a manner to be determined by the Engineer.

401-4.02  Acceptance Sampling and Testing.  The quantity of each type of asphalt concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project.  Acceptance sampling and testing shall be performed by the Engineer.  The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 5,000 tons.  If the contract quantity is between 5,000 tons and 8,000 tons, the contract quantity will be considered one lot.  the lot will be divided into sublots of 500 tons, each randomly sampled and tested for asphalt cement content, density and gradation in accordance with this subsection.

If the contract quantity is between 2,500 tons and 4,999 tons, the contract quantity will be considered one lot.  The lot will be divided into ten equal sublots.  Each sublot shall be randomly sampled and tested for asphalt cement content, density and gradation in accordance with this subsection.

If the contract quantity is between 1,000 tons and 2,499 tons, the contract quantity will be considered one lot.  The lot will be divided into 5 equal sublots and randomly sampled for asphalt cement content, density and gradation in accordance with this subsection.  The Engineer shall select one sample for every 1,000 tons of mix, or majority portion thereof, for testing.  If the test result(s) conform to the specification limits, the lot will be accepted.  If any of the test results fail to conform to specification limits, the remaining samples will be tested and the lot evaluated for price adjustment in accordance with Subsection 401-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt cement content and density.

If the contract quantity is less than 1,000 tons, asphalt concrete pavement shall be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the asphalt concrete pavement to the specified depth and finished surface requirements and tolerances.  Any area of finished surfacing that is segregated, fails to meet surface tolerance requirements, cools to below 170 degrees F prior to completing compaction, or is any other way defective shall be removed and replaced with new asphalt concrete pavement.  Removal and replacement of defective pavement shall be at no additional cost to the Department.

ATM T-18 will be used to measure density.  One core sample with a minimum diameter of 6 inches will be taken from each sublot.

If the project has more than one lot and if less than eight sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the price adjustment computed for the prior lot shall include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

Samples taken for the determination of asphalt cement content will be taken from behind the screed prior to initial compaction.  Asphalt cement content shall be determined by ATM T-23.

Samples taken for the determination of aggregate gradation will be as specified for the determination of asphalt cement content.

The Contractor shall cut, within 24 hours of final rolling, full depth samples from the finished mat for density acceptance testing.  The samples shall be neatly cut by a core drill at the randomly selected location designated by the Engineer.  All voids left by sampling shall be backfilled with new asphalt concrete material and compacted within 24 hours of sampling.

To protect the underlying membrane from damage, no samples shall be taken from the asphalt mat on the bridge decks.

The MSG for each lot will be determined from the first randomly selected sample from the first sublot.

All tests necessary to determine conformance with the requirements specified in Section 401-2.01 will be performed by the Engineer without cost to the Contractor.

Samples will be evaluated for acceptance in accordance with Subsection 401-4.03.

The Contractor may request a retest of any sample not within the specification limits.  This request must be in writing and delivered to the Engineer within 7 days of receipt of the initial test result.  The Engineer shall select the sample location for the retest.  The original test result will be discarded and the retest value shall be used in the price adjustment calculation, regardless whether the retest value results in a higher or lower pay factor.  Only one retest per sample will be allowed.

401-4.03  Evaluation of Materials for Acceptance.  The following method of price adjustment will be applied to each type of Asphalt Concrete Pavement for which the contract quantity equals or exceeds 1000 tons.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis - Standard Deviation (Specification Conformance Analysis) Method using the procedures listed to determine the total estimated percent of the lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in accordance with the Standard Practice for Determination of Outlier Test Results (attached in Appendix B).  Outlier test results shall not be included in the price adjustment calculations.  If any sieve size on a gradation test is an outlier, then none of the gradation test results on that sample shall be included in the price adjustment.  The asphalt cement content test result and the density test results shall be included in the price adjustment.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean  and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the specification limits of a material that is acceptable as a process average and receive 100 percent pay.  The contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size specification for gradation shall be 1.00.  The price adjustment is based on the lowest of two pay factors.  The first factor is a composite pay factor for asphalt concrete mixture which includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing non-specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.

A lot containing non-specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with subsection 105-1.11.  The Contractor may submit a written request for acceptance of the material at a reduced price or approved correction.  Such a request shall include an engineering analysis showing expected effects on performance.  The Engineer will determine whether or not the material may remain in place at the reduced price.

The Engineer can reject material which appears to be defective based on visual inspection.  Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis.  Procedures for computation of composite pay factors are as follows:

1.	Eliminate test results found to be outliers by the Standard Practice for Determination of Outlier Test Results and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean  of the remaining test results:

Where:	Σ 	= summation of

x 	= individual test value to xn

n 	= total number of test values

is rounded to the nearest tenth for density and all sieve sizes except the #200 sieve.   is rounded to the nearest hundredth for asphalt content and the #200 sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

Where:	Σ(x2) =	summation of the squares of individual test values.

(Σx)2 =	square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the #200 sieve.  The sample standard deviation (s) is rounded to the nearest .001 for asphalt content and the #200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.2 for density and all sieve sizes except the #200 sieve.  Use s =  0.02 for asphalt cement content and the #200 sieve.

3.	Compute the Upper Specification Limit (USL) and Lower Specification Limit (LSL).  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus the allowable deviation in Table 401-2.  The Target Value (TV) is the specification value defined by the Job Mix Design.  The Lower Specification Limit for density is 92 percent.  There is no Upper Specification Limit for density.

4.	Compute the upper quality index (QU):

Where:	USL = Upper Specification Limit

TV  = Target Value

QU is rounded to the nearest hundredth.

5.	Compute the lower quality index (QL):

Where:	LSL = Lower Specification Limit

QL is rounded to the nearest hundredth.

6.	Determine PU (percent within the upper specification limit which corresponds to a given QU) from Table 401-3.

7.	Determine PL (percent within the lower specification limit which corresponds to a given QL) from Table 401-3.

8.	Determine the Quality Level (the total percent within specification limits) for aggregate gradation and asphalt cement content.

QL = (PL + PU) - 100

Determine the Quality Level for density.

QL = PL

9.	Using the Quality Level from step 8, determine the lot Density Pay Factor (DPF) and gradation and asphalt cement content pay factors (PF) from Table 401-4.

10.	Compute the asphalt concrete mixture Composite Pay Factor (CPF) for asphalt content and gradation using the following formula:

Table 401-5 is used to determine the weight factor (f) for each sieve size and asphalt content.

Table 401-2

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 3/4 inch | TV-6.0% | TV+6.0% |
| 1/2 inch | TV-6.0% | TV+6.0% |
| 3/8 inch | TV-6.0% | TV+6.0% |
| No. 4 | TV-6.0% | TV+6.0% |
| No. 8 | TV-6.0% | TV+6.0% |
| No. 16 | TV-5.0% | TV+5.0% |
| No. 30 | TV-4.0% | TV+4.0% |
| No. 50 | TV-4.0% | TV+4.0% |
| No. 100 | TV-3.0% | TV+3.0% |
| No. 200 | TV-2.0% | TV+2.0% |
| Asphalt % | TV-0.40% | TV+0.40% |
| Density | 92% | --- |

TABLE 401 - 3

| UPPER QUALITY INDEX (QU) OR LOWER QUALITY INDEX (QL) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PU or PL | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| 100 | 1.90-2.23 | 2.39 | 2.53 | 2.65 | 2.83 | 3.03 |
| 99 | 1.77-1.89 | 1.95-2.38 | 2.00-2.54 | 2.04-2.64 | 2.09-2.82 | 2.14-3.02 |
| 98 | 1.68-1.76 | 1.81-1.94 | 1.84-1.99 | 1.86-2.03 | 1.91-2.08 | 1.93-2.13 |
| 97 | 1.60-1.67 | 1.70-1.80 | 1.72-1.83 | 1.74-1.85 | 1.77-1.90 | 1.79-1.92 |
| 96 | 1.53-1.59 | 1.61-1.69 | 1.63-1.71 | 1.65-1.73 | 1.67-1.76 | 1.68-1.78 |
| 95 | 1.47-1.52 | 1.54-1.60 | 1.55-1.62 | 1.56-1.64 | 1.58-1.66 | 1.59-1.67 |
| 94 | 1.41-1.46 | 1.47-1.53 | 1.48-1.54 | 1.49-1.55 | 1.50-1.57 | 1.51-1.58 |
| 93 | 1.36-1.40 | 1.41-1.46 | 1.42-1.47 | 1.43-1.48 | 1.44-1.49 | 1.44-1.50 |
| 92 | 1.31-1.35 | 1.36-1.40 | 1.36-1.41 | 1.37-1.42 | 1.37-1.43 | 1.38-1.43 |
| 91 | 1.26-1.30 | 1.30-1.35 | 1.31-1.35 | 1.31-1.35 | 1.31-1.36 | 1.32-1.37 |
| 90 | 1.21-1.25 | 1.25-1.29 | 1.26-1.30 | 1.26-1.30 | 1.26-1.31 | 1.27-1.31 |
| 89 | 1.17-1.20 | 1.21-1.24 | 1.21-1.25 | 1.21-1.25 | 1.21-1.25 | 1.22-1.26 |
| 88 | 1.13-1.16 | 1.16-1.20 | 1.16-1.20 | 1.17-1.20 | 1.17-1.20 | 1.17-1.21 |
| 87 | 1.09-1.12 | 1.12-1.15 | 1.12-1.15 | 1.12-1.16 | 1.12-1.16 | 1.12-1.16 |
| 86 | 1.05-1.08 | 1.08-1.11 | 1.08-1.11 | 1.08-1.11 | 1.08-1.11 | 1.08-1.11 |
| 85 | 1.03-1.04 | 1.04-1.07 | 1.04-1.07 | 1.04-1.07 | 1.04-1.07 | 1.04-1.07 |
| 84 | 0.98-1.00 | 1.00-1.03 | 1.00-1.03 | 1.00-1.03 | 1.00-1.03 | 1.00-1.03 |
| 83 | 0.94-0.97 | 0.96-0.99 | 0.96-0.99 | 0.96-0.99 | 0.96--0.99 | 0.96-0.99 |
| 82 | 0.91-0.93 | 0.93-0.95 | 0.93-0.95 | 0.92-0.95 | 0.92-0.95 | 0.92-0.95 |
| 81 | 0.87-0.90 | 0.89-0.92 | 0.89-0.92 | 0.89-0.92 | 0.89-0.91 | 0.88-0.91 |
| 80 | 0.94-0.86 | 0.86-0.88 | 0.86-0.88 | 0.85-0.88 | 0.85-0.88 | 0.85-0.87 |
| 79 | 0.81-0.83 | 0.82-0.85 | 0.82-0.85 | 0.82-0.84 | 0.82-0.84 | 0.81-0.84 |
| 78 | 0.77-0.80 | 0.79-0.81 | 0.79-0.81 | 0.79-0.81 | 0.78-0.81 | 0.78-0.80 |
| 77 | 0.74-0.76 | 0.76-0.78 | 0.76-0.78 | 0.75-0.78 | 0.75-0.77 | 0.75-0.77 |
| 76 | 0.71-0.73 | 0.73-0.75 | 0.72-0.75 | 0.72-0.74 | 0.72-0.74 | 0.71-0.74 |
| 75 | 0.68-0.70 | 0.70-0.72 | 0.69-0.71 | 0.69-0.71 | 0.69-0.71 | 0.68-0.70 |
| 74 | 0.65-0.67 | 0.66-0.69 | 0.66-0.68 | 0.66-0.68 | 0.66-0.68 | 0.65-0.67 |
| 73 | 0.62-0.64 | 0.63-0.65 | 0.63-0.65 | 0.63-0.65 | 0.62-0.67 | 0.62-0.64 |
| 72 | 0.59-0.61 | 0.60-0.62 | 0.60-0.62 | 0.60-0.62 | 0.59-0.61 | 0.59-0.61 |
| 71 | 0.56-0.58 | 0.57-0.59 | 0.57-0.59 | 0.57-0.59 | 0.57-0.58 | 0.56-0.58 |
| 70 | 0.53-0.55 | 0.55-0.56 | 0.54-0.56 | 0.54-0.56 | 0.54-0.56 | 0.53-0.55 |
| 69 | 0.50-0.52 | 0.52-0.54 | 0.51-0.53 | 0.51-0.53 | 0.51-0.53 | 0.50-0.52 |
| 68 | 0.47-0.49 | 0.49-0.51 | 0.48-0.50 | 0.48-0.50 | 0.48-0.50 | 0.48-0.49 |
| 67 | 0.45-0.46 | 0.46-0.48 | 0.46-0.47 | 0.45-0.47 | 0.45-0.47 | 0.45-0.47 |
| 66 | 0.42-0.44 | 0.43-0.45 | 0.43-0.45 | 0.43-0.44 | 0.42-0.44 | 0.42-0.44 |
| 65 | 0.39-0.41 | 0.40-0.42 | 0.40-0.42 | 0.40-0.42 | 0.40-0.41 | 0.39-0.41 |
| 64 | 0.36-0.38 | 0.38-0.39 | 0.37-0.39 | 0.37-0.39 | 0.37-0.39 | 0.37-0.38 |
| 63 | 0.33-0.35 | 0.35-0.37 | 0.35-0.36 | 0.34-0.36 | 0.34-0.36 | 0.34-0.36 |
| 62 | 0.31-0.32 | 0.32-0.34 | 0.32-0.34 | 0.31-0.33 | 0.31-0.33 | 0.31-0.33 |
| 61 | 0.28-0.30 | 0.29-0.31 | 0.29-0.31 | 0.29-0.30 | 0.29-0.30 | 0.29-0.30 |
| 60 | 0.25-0.27 | 0.27-0.28 | 0.26-0.28 | 0.26-0.28 | 0.26-0.28 | 0.26-0.28 |
| 59 | 0.22-0.24 | 0.24-0.26 | 0.24-0.25 | 0.24-0.25 | 0.23-0.25 | 0.23-0.25 |
| 58 | 0.20-0.21 | 0.21-0.23 | 0.21-0.23 | 0.21-0.23 | 0.21-0.22 | 0.21-0.22 |
| 57 | 0.17-0.19 | 0.19-0.20 | 0.18-0.20 | 0.18-0.20 | 0.18-0.20 | 0.18-0.20 |
| 56 | 0.14-0.16 | 0.16-0.18 | 0.16-0.17 | 0.16-0.17 | 0.16-0.17 | 0.15-0.17 |
| 55 | 0.12-0.13 | 0.13-0.15 | 0.13-0.15 | 0.13-0.15 | 0.13-0.15 | 0.13-0.14 |
| 54 | 0.09-0.11 | 0.11-0.12 | 0.10-0.12 | 0.10-0.12 | 0.10-0.12 | 0.10-0.12 |
| 53 | 0.06-0.08 | 0.08-0.10 | 0.08-0.09 | 0.08-0.09 | 0.08-0.09 | 0.08-0.09 |
| 52 | 0.04-0.05 | 0.05-0.07 | 0.05-0.07 | 0.05-0.07 | 0.05-0.07 | 0.05-0.07 |
| 51 | 0.01-0.03 | 0.03-0.04 | 0.03-0.04 | 0.03-0.04 | 0.03-0.04 | 0.03-0.04 |
| 50 | 0.00 | 0.00-0.02 | 0.00-0.02 | 0.00-0.02 | 0.00-0.02 | 0.00-0.02 |
| NOTE: For negative values of QU or QL, PU or PL is equal to 100 minus the table value for PU or PL. |  |  |  |  |  |  |

TABLE 401-4

| REQUIRED QUALITY LEVEL (QL) FOR A GIVEN SAMPLE SIZE (n) AND A GIVEN PAY FACTOR |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Pay Factor | n = 7 | n = 8 | n = 9 | n = 10 to 11 | n = 12 to 14 | n = 15 to 18 |
| 1.05 | 100 | 100 | 100 | 100 | 100 | 100 |
| 1.04 | 93-99 | 93-99 | 94-99 | 94-99 | 95-99 | 95-99 |
| 1.03 | 89-92 | 90-92 | 91-93 | 91-93 | 92-94 | 93-94 |
| 1.02 | 86-88 | 87-89 | 88-90 | 88-90 | 89-91 | 90-92 |
| 1.01 | 84-85 | 85-86 | 85-87 | 86-87 | 87-88 | 88-89 |
| 1.00 | 81-83 | 82-84 | 83-89 | 84-85 | 85-86 | 86-87 |
| .99 | 79-80 | 80-81 | 81-82 | 82-83 | 83-84 | 85 |
| .98 | 77-78 | 78-79 | 79-80 | 80-81 | 81-82 | 83-84 |
| .97 | 75-76 | 77 | 78 | 78-79 | 80 | 81-82 |
| .96 | 73-74 | 75-76 | 76-77 | 77 | 78-79 | 80 |
| .95 | 72 | 73-74 | 74-75 | 75-76 | 77 | 78-74 |
| .94 | 70-71 | 72 | 73 | 74 | 75-76 | 77 |
| .93 | 69 | 70-71 | 71-72 | 72-73 | 74 | 75-76 |
| .92 | 67-68 | 69 | 70 | 71 | 72-73 | 74 |
| .91 | 66 | 67-68 | 68-69 | 69-70 | 71 | 73 |
| .90 | 64-65 | 66 | 67 | 68 | 70 | 71-72 |
| .89 | 63 | 64-65 | 66 | 67 | 68-69 | 70 |
| .88 | 62 | 63 | 64-65 | 65-66 | 67 | 69 |
| .87 | 60-61 | 62 | 63 | 64 | 66 | 67-68 |
| .86 | 59 | 60-61 | 62 | 63 | 64-65 | 66 |
| .85 | 58 | 59 | 60-61 | 61-62 | 63 | 65 |
| .84 | 56-57 | 58 | 59 | 60 | 62 | 64 |
| .83 | 55 | 57 | 58 | 59 | 61 | 63 |
| .82 | 54 | 55-56 | 57 | 58 | 60 | 61-62 |
| .81 | 53 | 54 | 56 | 57 | 58-59 | 60 |
| .80 | 52 | 53 | 54-55 | 55-56 | 57 | 59 |
| .79 | 50-51 | 52 | 53 | 54 | 56 | 58 |
| .78 | 49 | 51 | 52 | 53 | 55 | 57 |
| .77 | 48 | 50 | 51 | 52 | 54 | 56 |
| .76 | 47 | 48-49 | 50 | 51 | 53 | 55 |
| .75 | 46 | 47 | 49 | 50 | 51-52 | 53-54 |
| 0 | 45 | 46 | 48 | 49 | 50 | 52 |
| NOTE: To obtain a given factor, the computed Quality Level shall equal or exceed the value in the table. |  |  |  |  |  |  |

Table 401-5

WEIGHT FACTORS

| Sieve Designation | Factor "f" |
| --- | --- |
| 3/4 inch | 4 |
| 1/2 inch | 4 |
| 3/8 inch | 4 |
| No. 4 | 4 |
| No. 8 | 4 |
| No. 16 | 5 |
| No. 30 | 5 |
| No. 50 | 5 |
| No. 100 | 5 |
| No. 200 | 20 |
| Asphalt % | 40 |

401-5.01  Basis of Payment.  The accepted quantity will be paid for at the contract unit price for the pay item listed below, complete in place.

Anti-stripping additives will be subsidiary to asphalt cement unless specified as a pay item.

The Asphalt Price Adjustment shall be the sum of the price adjustments for each lot and the fees accrued for subsequent Trial Job Mix Design evaluations as outlined in Subsection 401-2.01.  The price adjustment will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.  The price adjustment for each individual lot shall be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (tons in lot) x (PAB)

PAB = Price Adjustment Base = $31/TON

* Composite Pay Factor (CPF) or Density Pay Factor (DPF) whichever is lower value.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1)	Asphalt Concrete,	Ton

Type__, Class __

401(2)	___ Asphalt Cement	Ton

401(4)	Anti-Stripping Additive	Contingent

Sum

401(5)	Asphalt Price Adjustment	Contingent

Sum

401(6)	Temporary Pavement	Ton

(2/23/93)R157

SECTION 402

TACK COAT

Special Provisions

402-2.01  Asphalt Material.  Delete "CSS-1" and substitute "STE-1".

402-3.04  Dilution of Asphalt Material.  Delete this subsection in its entirety.

402-3.05  Application of Asphalt Material.  Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.02 to 0.10 gallons".

402-5.01  Basis of Payment.  Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

402(3)	STE-1 Asphalt for Tack Coat	Ton

(2/26/93)R33

Add the following Section:

SECTION 409

RUMBLE STRIP

Special Provisions

409-3.01  Construction Requirements.  This work shall consist of forming a series of pavement indentations along the edge of both shoulders.  These rumble strips shall be made after the breakdown rolling while the surface temperature of the mixture is a minimum of 180 degrees F and shall be accomplished in one pass of the roller.  Installation of the rumble strip prior to or following intermediate rolling shall be determined in the field and approved by the Engineer.

Rumble strips shall be placed perpendicular to centerline along both shoulders.  They shall not be placed on side streets, where the shoulder stripe is stopped, when the shoulder is less than four feet, or as directed by the Engineer.

The edges of the rumble strip indentations shall be neat, smooth and free of spalling, and shall be within the following tolerances:

Offset from outside edge 	  		+ 2-inches

shoulder stripes

Width of rumble strip				+ 2-inches

Spacing of indentations				+ 1-inch

Depth of indentations				+ 3-inch

Surface width of indentations			+ 3-inch

409-4.01  Method of Measurement.  Rumble strips will be measured by the station, complete and accepted.

409-5.01  Basis of Payment.  Payment for rumble strips shall include all equipment, material and labor necessary to complete the work.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

409(10)	Rumble Strip	Station

(5/14/92)R35a

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-3.01  Proportioning.  Revise this subsection as follows:  In Table 501-1 Class of Concrete, under the category Coarse Aggregate Gradation, AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S and W concrete.  (9/1/89)R37

501-3.02  Batching.  Add the following to item 5. Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, moisture content of the various aggregates and the individual truck water meter reading when batched, for each truck load or batch of concrete supplied.  (5/7/91)R147

501-3.06  Placing Concrete.  Delete the last sentence of Item 2. Pumping Concrete and substitute the following:  Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete at the direction of the Engineer or his representative.  (10/1/91)R92

SECTION 502

PRESTRESSED CONCRETE STRUCTURES

Standard Modifications

502-1.01  Description.  Add the following to the fourth paragraph:  Alternative designs shall be based on the assumed prestressing losses outlined in Subsection 502-1.02, Prestressing Methods.

502-1.02  Prestressing Methods.  Revise the assumed stress losses in the fourth paragraph to read:

Pretensioning:

Stress relieved strand            45,000 psi

Low relaxation strand             40,000 psi

Post-tensioning, excluding friction losses:

Stress relieved strand            35,000 psi

Low relaxation strand             32,000 psi

Bar                               25,000 psi

The above losses are based on a jacking stress in the strands of no more than 0.70 GUTS (guaranteed ultimate tensile strength).

502-3.01  Construction Requirements.

6.	Pretensioning.  In the last paragraph, change "0.80 GUTS" to read "0.75 GUTS".

502-4.01  Method of Measurement.

1.	Structural Members.  In the second sentence, change "reinforcing and prestressing steel," to read "reinforcing steel (uncoated and/or epoxy coated), prestressing steel,".

502-5.01  Basis of Payment.  Delete the next to the last paragraph.

(5/12/89)M16

SECTION 503

REINFORCING STEEL

Special Provisions

503-1.01  Description.  Add the following:  This work will include the epoxy coating of appropriate reinforcing steel bars.  All reinforcing steel in the exposed vertical face of a retaining wall facing the roadway, and as noted on the plans shall be epoxy coated.

Standard Modifications

503-3.05  Splicing.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)M17

Special Provisions

503-5.01  Basis of Payment.  Add the following:  If epoxy coating the reinforcing steel is required, it will be a subsidiary obligation and no separate payment will be made.

(9/1/89)R38

SECTION 504

STEEL STRUCTURES

Standard Modifications

504-3.01  Fabrication.  Under item 7. Bolted Connections, High Tensile Strength Bolts,  delete paragraphs 5 through 14, and Table 504-3 and substitute the following:  All fasteners shall be tightened to give at least the required minimum tension values shown in Table 504-2 on completion of the joint.  All bolts and nuts in a connection shall be made by the same manufacturer.

In order to achieve the minimum tension values shown in Table 504-2, Required Bolt Tension, direct load indicating washers, conforming to the requirements of ASTM P959, shall be used.  The suitability of the device shall be demonstrated by testing a representative sample of not less than three devices for each diameter and grade of fastener used in the structure in a calibration device capable of indicating bolt tension.  The test assembly shall include flat, hardened washers, if required in the actual connection, arranged as those in the actual connection to be tensioned.  The calibration test shall demonstrate that the device indicates a tension not less than five percent greater than that required by Table 504-2, Required Bolt Tension.  Manufacturer's installation procedures shall be followed for installation of bolts in the calibration device and in all connections.  Special attention shall be given to proper installation of flat, hardened washers when load indicating devices are used with bolts installed in oversized or slotted holes and when the load indicating devices are used under the turned element.

Unless otherwise permitted, the load indicating device shall be placed under the bolt head, and only the nut shall be turned when tightening the bolt.  The device shall indicate full tensioning of the bolt when the opening reaches zero.

Bolts shall be installed in all holes of the connection and brought to snug tight condition.  All fasteners shall then be tightened, progressing systematically from the most rigid part (usually near the center) of the connection to the free edges, or as directed, in a manner that will minimize relaxation of previously tightened fasteners.  It may be necessary to provide multiple cycles of systematic tightening.

High-strength bolts shall not be reused.  Previously fully-tightened bolts which may have been loosened by the tightening of adjacent bolts shall be removed and replaced with new bolts, nuts, and load indicating devices.

(5/12/89)M18

SECTION 507

BRIDGE RAILING

Standard Modifications

507-4.01  Method of Measurement.  Add the following:  It shall also include concrete and associated reinforcing steel included or partially contained within the limits of the concrete rail section.  (5/12/89)M19

SECTION 508

MEMBRANE WATERPROOFING

Special Provisions

Delete this Section in its entirety and substitute the following:

508-1.01  Description.  This work consists of furnishing and installing membrane waterproofing on concrete bridge decks and backwalls in conformance with the plans.  The membrane shall cover the entire top deck surface, from beginning to end of the bridge.

508-2.01  Membrane Waterproofing Material.  Membranes for bridge deck waterproofing shall be a manufactured type membrane as specified herein.

Membrane shall consist of a single or multiple component elastomeric material, shall be a product listed on the Department's Approved Products List, or an approved equal, and shall comply with the following requirements:

1.	The laydown temperature of the asphalt mix shall be a minimum of 250 degrees Fahrenheit.  Laydown temperature is defined as the temperature of the asphalt mix behind the paver screed.

2.	If a tack coat is recommended by the supplier, a STE-1 or other approved tack coat shall be used.

3.	The manufacturer shall certify that the waterproof membrane will develop a proper bond with a minimum asphalt mix laydown temperature of 250 degrees Fahrenheit.

508-2.02  Overlay Materials.  Materials requirements for pavement overlays on waterproof membranes shall conform to those specified in Section 401.

508-3.01  Application of Membrane Waterproofing.

1.	General.  Membrane waterproofing shall be installed in a manner to assure the following results:

a.	A complete bond between the membrane and the concrete surface of deck and curb face.

b.	An unbroken waterproof membrane in place between the concrete deck surface and the asphalt overlay.

c.	A complete bond between the membrane and the asphalt overlay.

2.	Preparation of Concrete Deck.  All concrete surfaces to receive membranes shall have cured at least 18 days prior to application of the membrane, except grout in keyways between precast members shall have cured at least 11 days prior to application of the membrane.

The entire deck shall be free of all foreign materials such as dirt, dust, moisture, loose concrete, etc.  Prior to applying the tack coat, primer or emulsion, all dust and loose material shall be removed from the deck by power sweeping followed by a thorough cleaning with compressed air.  Any sharp concrete edges on the deck surface which would puncture the membrane shall be corrected in a satisfactory manner prior to application of the membrane.  Grease, oil, paint, etc., shall be removed with solvents, detergents or sand blasting on decks that are to receive manufactured membranes.

Additional power sweeping, vacuuming, compressed air cleaning, or hand brooming shall be performed immediately before applying the tack coat, primer or emulsion if deemed necessary by the Engineer or manufacturer's representative.

3.	Weather and Moisture Limitations.  Membranes shall be applied in accordance with the manufacturers recommendations.

4.	Overlaying and Protection of Membrane.  The asphalt overlay shall be performed in accordance with the requirements of Subsection 401-3.11, Spreading and Finishing.

508-4.01  Method of Measurement.  Membrane waterproofing will not be measured for payment.

All materials for the asphalt overlay will be included in the measurements of quantities for the appropriate paving items.

No adjustments will be made in the quantities or prices of materials for asphalt overlay because of any variations resulting from utilizing waterproof membranes of greater or lesser thickness.

508-5.01  Basis of Payment.  Waterproof membrane will be subsidiary to Item 401(1), Asphalt Concrete, Type 1, Class A.

(4/9/93)R172

Add the following Section:

SECTION 510

CONCRETE SURFACE TREATMENTS

Special Provisions

510-1.01  Description.  This work consists of providing an aesthetic facia on cast-in-place concrete bridge abutment walls.  All cast-in-place concrete bridge abutment walls shall use form liners.  In addition, all walls and surfaces designated on the plans shall receive graffiti protection.

510-2.01  Materials.  Reinforcing steel shall meet the requirements of Subsection 709-2.01, Reinforcing Steel.

Contractor shall provide standard reusable, non-porous form liners conforming to the pattern for Burke Form Liner No. BG 312, Waterfall.

Graffiti protection shall be a two step system designed specifically for this use consisting of a single component clear acrylic base coat over which a clear urethane finish coat are applied.  This material is not a sealer or vapor barrier.  No appreciable discoloration will be allowed.  The Contractor should be aware that these materials require special precautions, and shall be applied by trained personnel.

510-3.01  Aesthetic Facia.  Form liners shall be used in all bridge abutment wall forms which have exposed surfaces.  The wall dimensions and concrete quantities provided on the plans are minimum and do not include allowances for the thickness of the form liners which must be accounted for by the Contractor.   The liners will cover the majority of the form with a minimum of 2-inches and a maximum of 12-inches between the edge of liner and the finished top of the wall, pathway or original ground grade at the bottom, and edge or expansion joints of the wall on the sides.  The Engineer shall approve the liner placement on the form prior to the concrete pour.

510-3.02  Graffiti Protection.  All concrete surfaces shall have set at least 28 days before any coatings are used.  The base coat shall be applied with a roller or sprayer in accordance with the manufacturers recommendations.  After 72 hours, two coats of the finish coat shall be applied.  Appropriate masking may be required.

510-4.01  Method of Measurement.  Aesthetic facia will be measured by the square foot of actual design exposed in the finished structure regardless of the type.

Graffiti protection shall be measured by the square foot of surface area designated by the Engineer.

510-5.01 Basis of Payment.  Payment for bridge abutment wall treatments will be full compensation for all labor, equipment and materials, including reinforcing steel, required to complete the walls in accordance with the plans and specifications.

Payment will be made under:

Pay Item No.			Pay Item	Pay Unit

510(1)             Aesthetic Facia	Square Foot

510(2)           Graffiti Protection	Square Foot

(9/1/89)R41

Add the following Section:

SECTION 511

MECHANICALLY STABILIZED

EMBANKMENT RETAINING WALLS

Special Provisions

511-1.01  Description.  This work shall consist of furnishing and constructing mechanically stabilized embankment retaining walls in conformance with the  plans or as established by the Engineer.   The Mechanically Stabilized Embankment (MSE) Retaining Walls shall be constructed at the locations shown on the plans and as stipulated in these specifications.  The MSE retaining walls shall consist of an appropriate wall face treatment connected to soil reinforcing materials.  The MSE retaining walls shall consist of pre-cast concrete face panels with an exposed aggregate finish, connected to soil reinforcing galvanized steel.

The following list of acceptable MSE systems has been selected from the Department's current roster of pre-qualified systems. The listed systems are limited to only those systems determined to have characteristics suitable for this project.

At the Contractor's option, one of the following acceptable alternative MSE systems may be constructed:

Proprietary Systems:

1.	"Reinforced Earth"

of 	Reinforced Earth Company

22619 SE 64th Place, Suite 240

Issaquah, Washington  98027

(206) 391-0111

2.	"Retained Earth"

of	VSL Corporation

1077 Dell Avenue

Campbell, California  95008

(408) 866-5000

3.	"Reinforced Soil Embankment"

of	Hilfiker Retaining Walls

3900 Broadway

Eureka, California  99501

(707) 443-5093

There are no non-proprietary systems approved at this time.

Unless specifically noted otherwise, only one MSE system shall be selected for installation on this project.  Use of multiple systems within the same construction contract will not be allowed.

The Contractor shall submit complete working drawings for the selected wall system in accordance with the provisions in Section 105-1.02, "Plans and Working Drawings" of the Standard Specification.  The Contractor shall verify the existing ground elevations at the site before preparing the final working drawings.  Said working drawings shall contain all information required for the proper construction of the system including backfill and compaction requirements and any required revisions or additions to drainage or other facilities.  The working drawings shall be supplemented as necessary with calculations for the particular installation.  Said working drawings and calculations shall demonstrate the internal stability as well as the external stability of the MSE wall and shall be signed and sealed by an engineer who is registered as a Civil Engineer in the State of Alaska.  The Contractor shall allow the Engineer 3 weeks to review the drawings and calculations after a complete set of shop drawings is received.

Heights, lengths, and depths of MSE systems may vary from, but shall not be less than those of the Mechanically Stabilized Embankment shown on the plans.

The height and length to be used for any system shall be the minimum for that system that will effectively retain the earth behind the structure for the loading conditions, contours, profile, or slope lines shown on the plans or on the approved working drawings.  In addition, if the plans show limiting parameters for the systems, the system selected shall conform to those parameters.

The construction of the MSE system shall conform to the details on the approved working drawings and to the details of the pre-qualified system on file with the State.

511-2.01  Materials.  Materials furnished for The MSE retaining walls shall conform to the following:

The Contractor shall make his own arrangements to purchase or manufacture the face elements, reinforcing-mesh or strips, attachment devices, joint filler, and all other necessary components from sources listed in the contract documents.  Materials not conforming to this section of the specifications or from sources not listed in the contract documents, shall not be used without written consent from the Engineer.

1.	Concrete Face Panels.  The panels shall be fabricated in conformance with Section 501, with the following exceptions and additions:

a.	The portland cement concrete shall conform to Class A with a 4,000 psi compressive strength at 28 days.

b.	The units shall not be stripped from their forms until the concrete reaches a minimum compressive strength of 1,000 psi.  The units may be shipped after reaching a minimum compressive strength of 3,400 psi.  Panels with hairline cracks in them will not be accepted.

c.	Concrete Finish and Tolerances:  The concrete surface of the front face shall have an exposed aggregate finish surface.  The rear face of the panel shall be screeded to eliminate open pockets of aggregate and surface distortions in excess of 1/4 inch.  The panels shall be cast on a flat area.  The embeds, tie strip guide, or other galvanized devices shall not contact or be attached to the face panel reinforcement steel.

The exposed aggregate finish shall be etched to a texture approved by the Engineer.  The aggregate shall be exposed using surface retarders unless other methods such as sandblasting or bushhammering are specifically stipulated in the specifications or approved by the engineer.  Gap grading or pre-placement of face aggregate will not be required unless specifically stipulated in the specifications.   The contractor shall prepare three, 24" x 24" square, exposed aggregate samples.  The samples shall range in texture from a light aggregate exposure to a medium exposure to a heavy exposure.  The samples shall be submitted to the Engineer for selection of the texture to be produced on the MSE concrete panels under the contract.

d.	Angle Points:   Unless specifically stipulated otherwise, alignment changes in walls shall be accomplished with prefabricated angled corner panels of the same texture and size as the flat panels, such that there is a continuous panel traversing the angle point without a break in the normal horizontal and vertical joint pattern.   Bevel panels or field cuts that disrupt the normal joint pattern and/or result in a single vertical line will not be allowed.

e.	Marking:  The date of manufacture, the production lot number, and the piece mark, shall be clearly scribed on an unexposed face of each panel.

f.	Handling, Storage and Shipping:  All panels shall be handled, stored, and shipped in such a manner as to protect them from chipping, discoloration, cracks, fractures, and excessive bending stresses.  Panels in storage shall be supported on firm blocking to protect the panel connection devices and the exposed exterior finish.

g.	Reinforcing steel for the concrete panels shall conform to ASTM A-615.

h.	Tolerances:  All panels shall be manufactured within the following tolerances.

1)	Panel Dimensions:  Position of panel strap connection devices within 1 inch.  All other dimensions within 3/16 inch.

2)	Panel Squareness:  Squareness as determined by the difference between the two diagonals, shall not exceed 1/2 inch.

3)	Panel Surface Finish: Surface defects on smooth formed surfaces measured on a length of 5 feet shall not exceed 1/8 inch.  Surface defects on the textured-finished surfaces measured over a length of 5 feet shall not exceed 5/16 inch.

i.	Testing:

Compressive Strength:  Acceptance of concrete panels with respect to compressive strength will be determined on the basis of production lots.  A production lot is defined as a group of panels that will be represented by a single compressive strength sample and will consist of either 40 panels or a single day's production, whichever is less.

During the production of the concrete panels, the manufacturer will randomly sample the concrete in accordance with AASHTO T-141.  A single compressive strength sample, consisting of a minimum of four cylinders, will be randomly selected for every production lot.

Compression tests shall be made on a standard 6-inch by 12-inch test specimen prepared in accordance with AASHTO T-23.  Compressive strength testing shall be conducted in accordance with AASHTO T-22.

For every compressive strength sample, a minimum of two cylinders shall be cured in accordance with AASHTO T-23 and tested at 28 days.  The average compressive strength of these cylinders, when tested in accordance with AASHTO T-22, will provide a compressive strength test result which will determine the compressive strength of the production lot.

If the Contractor wishes to remove forms or ship the panels prior to 28 days, a minimum of two additional cylinders will be cured in the same manner as the panels.  The average compressive strength of these cylinders, when tested in accordance with AASHTO T-22, will determine whether the forms can be removed or the panels shipped.

Acceptance of a production lot will be made if the compressive strength test result is greater than or equal to 4,000 pounds per square inch.  If the compressive test result is less than 4,000 pounds per square inch, then the acceptance of the production lot will be based on its meeting the following acceptance criteria in their entirety:

1)	Ninety percent of the compressive strength test results for the overall production shall exceed 4,150 pounds per square inch.

2)	The average of any six consecutive compressive test results shall exceed 4,250 pounds per square inch.

3)	No individual compressive strength test result shall fall below 3,600 pounds per square inch.

Air Content:   Air content tests will be performed in accordance with AASHTO T-152 or AASHTO T-196.  Air content samples will be taken at the beginning of each day's production and at the same time as compressive samples are taken to insure compliance.

Slump Test:   The slump test will be performed in accordance with AASHTO T-119.  The slump will be determined at the beginning of each day's production and at the same time as the compressive samples are taken.

Rejection:  Units shall be rejected because of failure to meet any of the requirements specified above.  In addition, any of the following defects shall be sufficient cause for rejection.

1)	Defects that indicate imperfect molding.

2)	Defects indicating honeycombed or open texture concrete.

3)	Cracked or severely chipped panels.

4)	Excessive color variation on front face of panel.

2.	Wire Face.  When specifically stipulated for construction in a contract, wire face walls shall be constructed in accordance with the plans and the following requirements.

a.	Facing mesh shall be formed by a ninety degree bend of the soil reinforcement mesh and shall have a pre-bent tie for connection to the soil reinforcing mesh above.  Galvanization shall be applied after the mesh is fabricated and shall conform to the minimum requirements of ASTM A-123.

b.	Backing mat shall be W1.7 x W1.7 welded wire fabric meeting ASTM A-185, galvanized in accordance with ASTM A-123.   The backing mat height shall be approximately two inches smaller than the facing mesh height.

c.	Hardware cloth with openings not exceeding 1/4 inch shall be placed between the backfill and backing mat to retain the soil.   Galvanization shall conform to ASTM A-123.   To avoid the loss of backfill fines, the height of hardware cloth shall be equal to the facing mesh height plus three inches.

3.	Soil Reinforcing and Attachment Devices.  All reinforcing and attachment devices shall be carefully inspected to insure they are true to size and free from defects that may impair strength and durability.

a.	Reinforcing Strips:  Reinforcing strips shall be hot rolled from bars to the required shape and dimensions.  Their physical and mechanical properties shall conform to ASTM A-572 grade 65 (AASHTO M-223) or equal.  Galvanization shall conform to the minimum requirements of ASTM A-123 (AASHTO M-111).

b.	Reinforcing Mesh:  The reinforcing mesh shall be shop fabricated of  cold drawn steel wire conforming to the minimum requirements of ASTM A-82 and shall be welded into the finished mesh fabric in accordance with ASTM A-185.  Galvanization shall be applied after the mesh is fabricated and shall conform to the minimum requirements of ASTM A-123.  Any damage done to the mesh galvanization prior to the installation shall be repaired in an acceptable manner and provide a galvanized coating comparable to that provided by ASTM A-123.

c.	Tie Strips:  The tie strips shall be shop fabricated of hot rolled steel conforming to the minimum requirements of ASTM A-570, grade 50 or equivalent.  Galvanization shall conform to ASTM A-123 (AASHTO M-111).

d.	Loop Imbed:  Loop imbeds shall be fabricated of cold drawn steel wire conforming to the requirements of ASTM A-82 and welded in accordance with ASTM A-185.  Loops shall be galvanized in accordance with ASTM A-123, or approved equal.

e.	Connector Bar:  Connector bars shall be fabricated of cold drawn steel wire conforming to the requirements of ASTM A-82 and galvanized in accordance with ASTM A-123.

f.	Fasteners:  Fasteners shall consist of 1/2 inch diameter, hexagonal cap screw bolts and nuts, which are galvanized and conform to the requirements of ASTM A-325 (AASHTO M-164) or equivalent.

g.	Connection Pins:  Connector pins and mat bars shall be fabricated from A-36 steel and welded to the soil reinforcement mats as shown on the plans.  Galvanization shall conform to ASTM A-123 (AASHTO M-111).

4.	Joint Materials.  Bearing pads, joint filler, and joint cover materials shall be according to the wall supplier's recommendations.

5.	Backfill.  Backfill for mechanically stabilized embankment retaining walls shall conform to requirements for selected material, Type A, as set forth in subsection 703-2.07 Selected Material.  It shall have a minimum in-place density of 130 pcf and shall conform to the following criteria for backfill corrosion testing:

Plasticity Index (P.I.) shall not exceed 6, as determined by AASHTO T-89 and T-90.

a.	Soundness.  The materials shall be substantially free of shale or other soft, poor durability particles.  The material shall have a sodium sulfate soundness loss of less than 30 percent after four cycles, as determined in accordance with AASHTO T-104.

b.	Electrochemical Requirements.  The backfill materials shall meet the following criteria:

Property		Requirements and Test Methods

Resistivity	3,000 ohm centimeters min. California DOT 643*

pH			5-10

California DOT 643

Chlorides		50 parts per million max.

California DOT 422

Sulfates		100 parts per million max.

California DOT 417

Corrosion tests shall be performed by the State.  The Contractor shall notify the Engineer at least 60 days prior to wall construction so corrosion testing for the backfill materials can be performed.

* Part 4, B through H.

6.	Concrete Leveling Pad.  The concrete leveling pad shall conform to Section 501.  The concrete for the pad shall be placed at least 12 hours prior to erecting the face panels.

7.	Acceptance of Material.  The Contractor shall furnish the Engineer a Certificate of Compliance certifying the above materials, excluding backfill, comply with the applicable contract specifications.  A copy of all test results performed by the Contractor necessary to assure contract compliance shall also be furnished to the Engineer.

Acceptance will be based on the Certificate of Compliance, accompanying test reports, and a visual inspection by the Engineer.

8.	Wall Coping.  The cast-in-place top wall coping, including the modified half concrete barrier if required, shall be Class A Concrete meeting the requirements of Section 501.

511-3.01  Excavation and Foundation.  Excavation and preparation of the foundation shall be in conformance with Section 205, Excavation, Backfill and Foundation Fill for Structures.

The foundation for the structure shall be graded level for a width equal to or exceeding the length of reinforcement elements plus 1.0 foot or as shown on the plans.  Prior to wall construction, except where constructed on rock, the foundation shall be compacted by two passes of a vibratory drum compactor.  Any foundation soils found to be unsuitable shall be removed and replaced with backfill as per Section 205.

At each panel foundation level, a cast-in-place un-reinforced concrete leveling pad of the type shown on the plans shall be provided.  The footing shall be cured a minimum of 12 hours before placement of wall panels.

511-3.02  Wall Erection.  A field representative from the proprietary wall system being used shall be available during the erection of the wall.  The services of the representative shall be at no additional cost to the State.

Pre-cast concrete panels shall be placed so that their final position is vertical, or battered as shown in the plans.  For erection, panels are handled by means of lifting devices connected to the upper edge of the panel.  Panels shall be placed in successive horizontal lifts in the sequence shown on the shop plans as backfill placement proceeds.  As backfill material is placed behind the panels, the panels shall be maintained in vertical position by means of temporary wedges or bracing according to the wall suppliers recommendations.  For structures with pre-cast facing panels, concrete vertical tolerances and horizontal alignment tolerances shall not exceed 3/4 inch when measured with a 10-foot straight edge.  During construction, the maximum allowable offset in any panel joint shall be 3/4 inch.  The overall vertical tolerance of the wall (top to bottom) shall not exceed 1/2 inch per 10 feet of wall height.  The plumb and tolerances of each panel row at the face shall be checked prior to erection of the next panel row.  Should any panels be out of tolerance, the fill shall be removed, and panels reset to their proper tolerances.  Horizontal, vertical and slope joint openings between panels shall be uniform and no larger than 1-1/4 inch and no smaller than 1/2 inch.

For wire-faced structures, backing mats and 1/4 inch hardware cloth shall be placed in successive horizontal lifts in the sequence shown on the shop plans as backfill placement proceeds.  Vertical tolerance (plumb) and horizontal alignment tolerance shall not exceed 2 inches when measured at the junction of the wire facing and soil reinforcement along a 10-foot straight edge.  The overall vertical tolerance of the wall (top to bottom) shall not exceed 1 inch per 10 feet of wall height.  These criteria are applicable to both vertical and battered structures.

Reinforcement elements shall be placed normal to the face of the wall, unless otherwise shown on the plans.  Prior to placement of the reinforcing elements, backfill shall be compacted in accordance with Section 205.

511-3.03 Backfill Placement.  Backfill placement shall closely follow erection of each course of panels.  Backfill shall be placed in such a manner as to avoid any damage or disturbances of the wall materials or misalignment of the facing panels.  Any wall materials which become damaged during backfill placement shall be removed and replaced at the Contractor's expense.  Any misalignment or distortion of the wall facing panels due to placement of backfill outside the limits of this specification shall be corrected by the Contractor at his expense.

Backfill shall be compacted to 95 percent of the maximum density as determined by AASHTO T-180 Method D.  For applications, where spread footings are used to support bridge or other structural loads, the top 5.0 feet below the footing elevation shall be compacted to 100 percent as determined by AASHTO T-180.

The maximum lift thickness after compaction shall not exceed 8 inches.  the Contractor shall decrease this lift thickness, if necessary, to obtain the specified density.

Compaction within 3 feet of the back face of the wall facing shall be achieved with at least three passes of lightweight mechanical tamper, roller or vibratory system.

A minimum of one density test shall be taken at each level of soil reinforcement material.

At the end of each day's operation, the Contractor shall slope the last level of backfill away from the wall facing to rapidly direct runoff away from the wall face.  In addition, the Contractor shall not allow surface runoff from adjacent areas to enter the wall construction site.

511-3.04  Wall Coping Construction.  At the Contractors option, the wall coping including the modified half concrete barrier, if required, may be cast-in-place in a single or two step operation.  It shall be completed as soon as possible after the wall has been constructed.  Until such time as it is completed, protection shall be provided as necessary for both vehicles and pedestrians in accordance with Section 643.

511-4.01  Method of Measurement.  Mechanically Stabilized Embankment Retaining Walls will be measured by the square foot of wall faces measured along the face of the wall.  Regardless of the type of system actually constructed, the square foot area for payment will be based on the height and length of each section of mechanically stabilized embankment retaining wall shown on the plans which was constructed.  The height of each section will be taken as the difference in elevation on the outer face from the bottom of the lowermost face panel to the top of the uppermost face panel, based on the approved erection drawings.

Tapered wall sections will be measured using the average height resulting from the height measured at each end of the tapered section.

Coping shall be paid by the linear foot, measured along the top of the coping, from beginning of wall to end of wall.

511-5.01  Basis of Payment.  The contract price paid per square foot for MSE Retaining Walls shall include full compensation for furnishing all labor, materials, tools, equipment, and incidentals, and for doing all work involved in constructing the earth retaining structure; including drainage system, bar reinforcing steel, leveling pad, face panel, coping, and all parts of or appurtenances to the earth reinforcement system, complete in place, as shown on the plans, as provided in the Standard Specifications and these Special Provisions, and as directed by the Engineer.

Payment for Item 511(2) Coping will be full compensation for all labor, equipment and materials required for construction, complete and accepted.

Excavation for the walls, footing, and reinforcing strips or mesh will be paid in accordance with Section 205.

Reinforced backfill will be paid in accordance with Section 203 for selected material, Type A.  Meeting the requirements for plasticity, soundness, electrochemical requirements and specified density will not be paid for separately, but will be considered subsidiary to selected material, Type A.

Aesthetic facia for MSE retaining walls will be paid for under Section 510.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

511(1)	Mechanically Stabilized	Square Foot

Embankment Retaining Wall

511(2)	Coping	Linear Foot

(10/1/91)R90

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-2.01  Materials.  Add the following to the list of materials:

Corrugated Polyethylene Pipe            706-2.07

In the second paragraph, add "Corrugated Polyethylene Pipe (24 inch maximum diameter)" to the list of options allowed under Item 603(17).

Add the following to the last paragraph:  Heights of cover for corrugated polyethylene pipe shall be the same as for aluminum culvert pipe.

Add the following:  Culvert marker posts shall meet the requirements of subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts.  The color shall be blue with no other markings.  The 3-: inch by 72 inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9 inches.

603-3.04  Joining Pipe.  Add the following paragraph:  Polyethylene pipe couplings shall be corrugated to match the pipe corrugations and their width shall not be less than one half the nominal pipe diameter.

(5/7/91)S55

603-3.06  Culvert Marker Posts.  Add the following subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  Forty-two inches of post shall remain above the ground after driving.

603-4.01  Method of Measurement.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01 Basis of Payment.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to the pipe item.

(10/1/91)R42

SECTION 606

GUARDRAIL

Special Provisions

606-1.01  Description.  Add the following:  This work shall also consist of installing breakaway cable terminals at the locations shown on the plans.

606-2.01  Materials.  Add the following:  Flexible markers shall have yellow reflective sheeting and be one of the following types or equivalent:

1.	"Guardrail Delineator Post" manufactured by Carsonite International, 2900 Lockheed Way, Carson City, Nevada 89701.

2.	"Guardrail Delineator" manufactured by Safe-Hit Corporation, 1930 West Winton Avenue, Building 11, Hayward, California 94545.

3.	"Flex-o-Guide", Model EY426 manufactured by Flexible Safety Zoning Company, 4152 Warren Avenue, Hillside, Illinois 60162.

606-3.01  Posts.  Add the following:  The foundation type for the breakaway cable terminal posts shall be the steel post embedment for soil or concrete as shown on Standard Drawing G-18.S.

606-3.02  Rail Elements.  Add the following:  Guardrail elements shall be factory bent for all radii less than 75 feet.

606-3.03  Removal and Reconstruction of Guardrail. Add the following:  Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 7 calendar days after removal.

Guardrail located within 50 feet of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed.

606-3.06  Flexible Markers.  Add the following subsection:  For each breakaway cable terminal, a flexible marker shall be attached to the extreme piece of rail.  The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer.  The flexible markers shall have a minimum of 21-inches of marker extending above the top of the guardrail.  The reflective tape shall face the nearest oncoming traffic.

606-3.07  Embankment Widening.  Add the following subsection:  Embankment widening for guardrail end treatments shall be constructed of selected material, Type A in accordance with Section 203.

606-3.08  Length of Need Verification.  Add the following subsection:  After shaping the slopes and staking all proposed guard rail locations, the Contractor shall notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer prior to installation.  The Engineer may determine that additional guard rail is necessary, and the Contractor shall comply without delay.

Standard Modifications

606-4.01  Method of Measurement.  Delete the last sentence of the first paragraph and substitute the following:  Double faced (and nested) installations will be measured by dividing the number of panels by two, before multiplying by the panel length.  Thrie beam transition pieces shall be measured by multiplying the number of panels by 6.25 feet and shall be paid for at the contract price for Thrie Beam Guardrail.  (5/12/89)M21

Special Provisions

606-4.01  Method of Measurement.  Delete the third paragraph and replace with the following:  Breakaway cable terminals will be measured per each installation.

606-5.01  Basis of Payment.  Add the following:  Selected material, Type A will be measured and paid in accordance with Section 203.

Payment for Item 606(8) Breakaway Cable Terminal will be full compensation for all labor, equipment and materials required for installations, including anchor cable assembly, terminal posts, terminal end, flexible marker and all associated hardware.  Rail elements, standard posts, and blocking for breakaway cable terminals will be paid under Item 606(1) W-Beam Guardrail.

Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

606(8)        Breakaway Cable Terminal	Each

(2/14/92)R45

SECTION 608

SIDEWALKS

Special Provisions

608-2.01  Materials.  Add the following:  AC-5 asphalt cement shall be used in the asphalt concrete pavement mix for asphalt sidewalks, and shall conform to the requirements of subsection 702-2.01, Asphalt Cements.  Aggregate shall meet the gradation requirements of subsection 703-2.04, Aggregate for Plant Mix Asphalt Pavement, for Asphalt Concrete Type II.  In addition, the asphalt concrete shall conform to the following:

Marshall Stability, pounds, minimum	1000 lbs

Voids, Total Mix, percent	3-5 %

Compaction Blows per Side	50

The Contractor shall submit a mix design in accordance with Subsection 401-2.01.

608-4.01  Method of Measurement.  Add the following:  Asphalt concrete for sidewalk paving will be measured by the ton in accordance with Section 109, Measurement and Payment.  Asphalt cement and anti-stripping additive will not be measured for payment.

608-5.01  Basis of Payment.  Add the following:  Asphalt cement and anti-stripping additive will not be paid for separately, but will be subsidiary to Item 608(2), Asphalt Sidewalk.

Embankment and bed course materials will be furnished, placed and paid under Sections 203 and 301, respectively.

(10/22/92)R165

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01  Description.  Add the following:  Work under this section shall also consist of furnishing sign panels at the locations shown on the plans.

615-2.01  Materials.  Add the following to the end of the first sentence of the fifth paragraph:  "and the Alaska Traffic Manual."

Delete paragraphs 7 and 8 (the fourth and fifth paragraphs on page 315) and substitute the following:  Sign posts and bases shall be of the types specified.  Structural aspects of design and materials for sign supports shall comply with the AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals.

Concrete for steel-reinforced slip base and breakaway base foundations shall be Class A, conforming to the requirements of Section 501, Structural Concrete.  Concrete for other sign foundations may be Class W.

(5/7/91)S42

615-3.01  Construction Requirements.  Add the following to the sixth paragraph:  When existing signs are to be salvaged the remaining foundation shall be removed or obliterated to the level of the surrounding grade or if located within the roadway structural section shall be disposed of in a manner as approved by the Engineer.  All signs and posts at a single installation shall be considered as one unit.

Add the following after the sixth paragraph:  Salvaged sign panels shall be delivered to the State Maintenance Yard at 5720 East Tudor Road in Anchorage.

615-3.02  Sign Placement and Installation:  Add the following:  All existing signs shall not be removed until the new signs have been installed.  If necessary, they may be temporarily relocated to a location approved by the Engineer.  They shall be maintained until they are no longer needed.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign.  Installation dates shall be written in the format of month/day/year, using black permanent marker, with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installation.

615-5.01   Basis of Payment.  Add the following:  Obliteration of foundations shall be included in Item 615(7) Salvage Signs.

Maintaining existing signs until they are no longer needed and temporary relocation of existing signs will not be paid directly, but shall be considered subsidiary to Item 615(1) Standard Signs.

(2/14/92)R50

Payment for Item 615(8) Sign Panel will be full compensation for all labor, equipment and materials required to install new sign panels at the locations shown on the plans.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

615(8)	Sign Panels	Square Foot

SECTION 617

RAILROAD CROSSINGS

Special Provisions

R&M is writing these specials.

SECTION 618

SEEDING

Special Provisions

618-1.01  Description.  Delete this subsection and substitute the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be overlaid with topsoil and seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, fertilizer and water.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01  Materials.  Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

618-3.01  Soil Preparation.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be completed as soon as topsoil is placed on the slopes.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is adjacent to  wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not encroach on the wetlands.

618-3.03  Application Method.  In the first sentence of subparagraph b., under numbered paragraph 1. Hydraulic Method, delete the following:  "Item 619(1),".

Add the following:  Seed, mulch and fertilizer shall be applied as follows per 1,000 square feet.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  If the hydraulic method for seed and mulch is used, it shall be made in one application.  All fertilizer shall be applied by the hydraulic method.

Application

Item			Ingredients	Rate per MSF

Seed Mix		Bering Hairgrass (Norcoast)	0.40 lb.

Red Fescue (Arctared)	0.30 lb.

Clover (Alsike or Dutch White)	0.10 lb.

Annual Rye Grass (Lolium)	0.10 lb.

Lupine Perennis	0.10 lb.

TOTAL =      1.00 lb.

Mulch	35.0 lb.

Fertilizer	20-20-10	12.0 lb.

The Contractor shall not remove the required tags from the seed bags.

618-3.04  Maintenance of Seeded Areas.  Add the following:  A reapplication of fertilizer shall be applied with water between May 1 and September 15 of the year following seeding at a rate of one-half the initial application.

618-4.01  Method of Measurement.  Delete the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (dry measure) accepted in place.  The amount of fertilizer, mulch and water for application used in this work, including any required reseeding, will be subsidiary to this item and will not be measured separately for payment.

Delete the last paragraph.

618-5.01  Basis of Payment.  Add the following:  Fertilizer, mulch and water for application, including any required reseeding, will not be paid for directly, but will be subsidiary to seeding.

The work described under subsection 618-3.01 Soil Preparation will not be paid for directly but will be subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to seeding.

(10/1/91)R52

SECTION 620

TOPSOIL

Special Provisions

620-2.01  Materials.  Add the following:   Prior to seeding, the topsoil shall be tested for pH.  If the pH is less than 6.0, limestone shall be added in accordance with Table 726-1, Limestone Requirements.

620-4.01  Method of Measurement.  Add the following:  Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1) Topsoil.

(10/1/91)R53

SECTION 630

GEOTEXTILE FOR

EMBANKMENT SEPARATION AND

REINFORCEMENT

Special Provisions

Delete this Section in its entirety and substitute the following:

630-1.01  Description.  Prepare surfaces and furnish and place geotextiles for embankment separation as shown on the plans or as directed.

630-2.01  Materials.  Geotextile material and thread used in joining geotextiles by sewing shall conform to subsection 729-2.01, Embankment Separation.

630-3.01  Construction.

1.	Surface Preparation.  Prepare surface by removal of stumps, boulders and other sharp objects, and dewatering any areas as necessary.  Fill holes and large ruts with material as shown on the plans or as approved.  Material used to fill ruts and holes will be paid for at the unit price for the class of material used.  Removal of stumps, boulders, sharp objects and dewatering, if necessary, will be considered subsidiary to this item.

2.	Fabric Laying.  Unroll fabric (geotextile) directly onto the prepared surface.  Stretch fabric to remove any creases or wrinkles.  Keep fabric taut during placement and spreading of cover material.

Lay fabric for embankment separation parallel to the direction of the material spread.  When laid on horizontal curves, it shall be placed in segment lengths not exceeding those listed in Table 630-1, with butt ends cut to match and sewn or overlapped.  When laid on tangents, the fabric shall be straightened and butt ends sewn or overlapped.

TABLE 630-1

GEOTEXTILE PLACEMENT ON CURVES

| Degree of Curve | Maximum Segment Length (feet) |
| --- | --- |
| 1 | 125 |
| 2 | 90 |
| 3 | 75 |
| 4 | 65 |
| 5 | 55 |
| 6 | 50 |

3.	Fabric Joining.  Join fabric by sewing or overlapping.  Bonding or other attachment methods may be used, subject to the approval of the Engineer.  If sewn, all seams shall be sewn by butterfly or J-seams and develop a minimum of 85 percent of the specified geotextile strength.  Seams shall be sewn with a double-thread chain-lock stitch.  The seam shall be 1-2 inches (+3 inch) from the outside edge of the fabric.  If seams are to be overlapped, adjacent sections of fabric shall be overlapped a minimum of three feet unless otherwise shown on the plans.

4.	Material Placing and Spreading.  During placing and spreading, a minimum depth of 1-foot shall be maintained at all times between the fabric and the wheels or tracks of the construction equipment.  Spread the material in the direction of the fabric overlap.  Maintain a proper overlap and fabric continuity.  If sewn or bonded seams are used, place the cover material and spread in only one direction for the entire length of the geotextile.  On weak subgrades, spread the cover material simultaneously with dumping to minimize the potential of a localized subgrade failure.

Construction equipment shall not make sudden stops, starts, or turns on the cover material.  Use a smooth drum roller to achieve the specified density.

5.	Geotextile Repair.  If fabric used for separation should be torn for any reason, the cover material shall be cleaned from the torn area and it shall be repaired by overlaying with fabric with a minimum three foot overlap around the edges of the torn area.  The patch shall remain in place when material is placed over the affected area.

6.	Shipping and Handling.  Protect fabric from direct sunlight, ultraviolet rays, temperatures greater than 140 degrees F, moisture, and contamination from mud, dirt, dust, and debris.  Label or tag each roll to provide product identification.  Geotextiles will be rejected if at the time cover material is placed they have been removed from protective wrapping for more than five days, or if they have detrimental defects or damage which  cannot be repaired in the field.

630-4.01  Method of Measurement.  Geotextile will be measured in final position by the square yard, determined by multiplying plan neat line width by the measured length parallel to installation centerline along the ground surface, for installations acceptably completed.  No allowance will be made for overlap, whether at joints or patches.  No payment will be made for geotextile placed beyond the limits shown on the plans unless placed at the prior, written direction of the Engineer.

630-5.01  Basis of Payment.  Payment will be made at the contract unit price per square yard.  This price shall be full compensation for furnishing all materials, surface preparation, delivering and laying the fabric and for all labor, equipment, tools and incidentals necessary to complete this item.

Payment will be made under:

Pay Item No.			Pay Item	Pay Unit

630(1)        Geotextile, Separation 	Square Yard

(5/7/91)

SECTION 639

DRIVEWAYS

Special Provisions

639-1.01 Description.  Add the following:  This work includes the construction of public approaches at locations shown on the plans.

639-1.02  Construction Requirements.  Add the following subsection:  Placement of materials used in driveways and public approaches shall meet the requirements specified as follows:

Selected Material, Type A	Section 203

Crushed Aggregate Base Course	Section 301

Asphalt Concrete, Type I	Section 401

639-3.01  Basis of Payment.  Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

639(3)            Public Approaches	Each

Delete the last sentence and substitute the following:  Selected Material, Type A, Crushed Aggregate Base Course, and Asphalt Concrete Type I required to construct driveways and public approaches will be paid for separately under the respective items listed in the bid schedule.  Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to Item 639(3) Public Approaches.

(10/1/91)R58

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  Method of Measurement.  Delete item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)S41

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  Description.  This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.

This work shall also include installation of silt fence as shown on the plans or as directed by the Engineer.

641-1.02  Submittals.  Five days prior to the preconstruction conference, the Contractor shall submit for acceptance a plan for accomplishment of temporary and permanent erosion and pollution control measures throughout the life of the contract.  This plan shall, as a minimum, include the following:

1.	Notice of Intent (NOI) to utilize the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska.

2.	Stormwater Pollution Prevention Plan (SPPP).

3.	Hazardous Material Control Plan (HMCP).

The NOI and SPPP shall be prepared in accordance with the requirements of the NPDES General Permit for Alaska (General Permit) and the Contractor Guidance for Preparing and Executing Storm Water Pollution Preventions Plans (Storm Water Manual).  When completing the NOI, the Contractor is the "Operator, Discharger, and Permittee" and the Department is the "Owner".

The HMCP is the Contractor's plan for the containment, cleanup, and disposal of waste material, as well as petroleum products or other hazardous substances generated by construction equipment or activities.  A list of quantities and types of equipment and materials available on site to be used for hazardous substance containment and cleanup shall be included.

The Contractor shall mail the NOI to the U.S. Environmental Protection Agency via Certified Mail, and shall send copies to the Engineer and the Alaska Department of Environmental Conservation Stormwater Coordinator.  Earth disturbing work shall not begin until 48 hours after the NOI has been postmarked.

The Contractor shall submit required amendments to the NOI or SWPPP to the Engineer at least 14 days prior to performing work affected by such amendments.

The Contractor shall submit a Notice of Termination (NOT) in accordance with the General Permit to the Engineer following completion of the final stabilization of the project.

641-1.04  Materials.  The silt fence filtration material shall meet the requirements of Subsection 729-2.04, Sediment Control.

The silt fence support framework shall be finished 4 x 4-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

641-2.01 Construction Requirements.  The Contractor shall comply with all requirements of the NPDES General Permit for Alaska.  The Contractor shall provide the Engineer with a copy of all inspection reports required by the Permit within three days of the inspection date.  Compliance with the NPDES General Permit for Alaska does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

Silt fence shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of subsection 107-1.11, Protection and Restoration of Property and Landscape.  Additional silt fencing may be required at other sites as directed by the Engineer.

The silt fence shall not be removed until slopes are stabilized from further erosion as determined by the Engineer.  The silt fence shall be removed and disposed of off the project upon completion of construction at those sites.  The fabric shall be cut off at ground level and the wire and posts shall be removed.  The silt fence removal shall be performed in such a manner that retained silt is not discharged into wetlands or waterbodies.  If a sediment height in excess of four inches above ground remains, the sediment shall be spread on the roadway side of the fence location and seeded immediately in accordance with Section 618, Seeding.

641-3.01  Method of Measurement.  Erosion and Pollution Control Administration will not be measured for payment.

Erosion and Pollution Control will be measured in the manner specified in the order authorizing the work.

Silt fence will be measured by the linear foot along the top of the fence.

641-4.01  Basis of Payment.  Item 641(1), Erosion and Pollution Control Administration will be full compensation for administration of erosion control, including preparing and amending plans, inspecting, monitoring, reporting, and record keeping.

Item 641(2), Erosion and Pollution Control will be full compensation for providing all required labor, equipment, and materials.

Failure to comply with the requirements of the NPDES General Permit for Alaska within 24 hours notice by the Engineer will result in withholding an amount equal to five percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the  General Permit.

Payment for Item 641(3), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, maintain and remove the silt fence in accordance with these specifications.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution	Lump Sum

Control Administration

641(2)	Erosion and Pollution	Contingent Sum

Control

641(3)	Silt Fence	Linear Foot

(2/2/93)R59g

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix C.

642-3.01  Construction Requirements.  Add the following to the third paragraph:  Prior to any work on the project, the Contractor's survey crew shall stake and reference the construction centerline.  The Contractor will be required to reference the existing centerline at 100-foot intervals on tangents, and 50-foot intervals on curves.  The reference stake shall be a minimum of 1 inch by 2 inches and shall show the offset distance to centerline and the station from the beginning of the project.  The Contractor shall provide centerline and shoulder profiles extending 300 feet beyond the limits of the pavement removal and dig-out areas.   Such adjustment as may be required to the planned roadway grades shall be made by the Engineer and shall not be considered extra work.  This profile information shall be provided to the Engineer immediately upon its completion, along with checked computations on all level loops, but in no case later than 7 calendar days before slope staking or blue topping.  (9/1/89)R61

Add the following after item 11.:

12.	The Contractor's survey crews shall comply with approved traffic control plans.  Crews shall coordinate their activities with the project's Worksite Traffic Supervisor.

642-4.01  Method of Measurement.  Add the following:  Pay Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed by written order of the Engineer.  The quantities shown on the Bid Schedule for this item are for bidding purposes only, and the actual quantity in the field may vary as directed.  It is not intended to cover survey costs due to minor overruns (10 percent or less) in items which require staking of individual installations, including but not limited to culverts, guardrail, approaches, signs and drainage structures.

642-5.01  Basis of Payment.  Add the following:  If additional work as stated above is performed by a two person survey party, hours paid for under Item 642(2) Three Person Survey Party will be 75 percent of the hours worked.  If additional work as stated above is performed by only one person, hours paid for under Item 642(2) Three Person Survey Party will be 32 percent of the hours worked.

(10/1/91)R60

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  Traffic Control Plan.  Add the following to the third paragraph:  All TCPs submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

643-1.03  Worksite Traffic Supervisor.  Delete the second sentence of the first paragraph and substitute the following:  The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Lines Specialist by the International Municipal Signal Association (IMSA), or,

3.	Be currently certified as a Worksite Traffic Technician by ATSSA, or,

4.	Have successfully passed the Design and Operation of Work Zone Traffic course sponsored by the Federal Highway Administration (FHWA).

If the individual is certified under Items 2, 3 or 4 above, the Contractor shall submit documentation that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work.  The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system.  Having persons that actually perform the labor under one's control would satisfy this requirement.

643-2.01  Materials.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8 feet.

Delete numbered paragraph 8. in its entirety and substitute the following:

8.	Temporary Pavement Markings.  Work zone pavement markings shall be either paint conforming to subsection 708-2.03 with glass beads conforming to subsection 712-2.08, preformed marking tape (removable or non-removable) conforming to subsection 712-2.14, or temporary raised pavement markers conforming to subsection 712-2.15 or 712-2.16, as appropriate.  The markings shall be applied in accordance with Section 670, Traffic Markings, and the manufacturer's recommendations.

Add the following:

12.	Portable Changeable Message Board Signs.  Portable changeable message board signs shall be truck or trailer mounted with a self-contained power supply for the sign and shall have the following features:

a.	Message sign panel size of 5 ft - 8 in by 7 ft - 5 in, minimum, with a capacity for a three line message.

b.	Eight character display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least 7 feet above the pavement to the bottom of the message sign panel.

k.	The capacity to operate with a battery pack for 2 hours under full load.

643-3.02  Roadway Characteristics During Construction.  Add the following to the first paragraph:  The maximum spacing between channelizing devices in a taper should be approximately equal in feet to the speed limit.

643-3.03  Public Notice.  Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  The advertisements shall be published in the following newspapers:

1.	Anchorage Daily News

2.	Frontiersman

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order is not required for newspaper advertisements, the Notice to Proceed shall constitute the notice required to initiate newspaper advertisements.  (12/8/92)R167

643-3.04  Traffic Control Devices.  Under Item 1., Embankments, change the reference from "Annual Average Daily Traffic (AADT)" to read "Average Daily Traffic (ADT)".

Delete the first paragraph under Item 1. Embankments, and substitute the following:  For roadways with a current Average Daily Traffic (ADT) greater than 4000 a portable concrete barrier shall be installed when either an excavation or a fill area with a slope steeper than 3:1 will exist within a specified distance from the edge of traveled way for more than 12 consecutive hours.  The specified distance shall be 16 feet for excavation areas and 28 feet for fill areas.  The portable concrete barrier shall have a minimum clearance of two feet from the work area and/or hinge point to allow for deflection if struck.

Add the following to Item 1., Embankments:  Barrier reflectors shall be mounted on the face of barrier adjacent to traffic on 50-foot centers and shall be a minimum height of 18 inches above the surface of the roadway.

Delete numbered paragraph 4., Work Zone Pavement Markings in its entirety.

Under item 5., Flagging, add the following after the first sentence of the first paragraph:  Each flagger shall be illuminated from the front to a level of light intensity not less than one foot candle during hours of darkness.

Under item 5., Flagging, add the following:  Flaggers shall wear reflective clothing with markings on arms, legs and head, as approved by the Engineer.

643-3.06  Traffic Price Adjustment.  Add the following:  A change order is not required for traffic price adjustment, the Notice to Proceed shall constitute the notice required to initiate traffic price adjustment.  (12/8/92)R168

643-3.07  Maintenance of Traffic During Suspension of Work.  Delete the first sentence and substitute the following:  The Contractor shall schedule a preliminary meeting with the Engineer and Maintenance and Operations to take place approximately one month prior to seasonal suspension of work, or no later than September 30.  This meeting shall be to outline the work the Contractor expects to complete before shutdown and the condition the roadway is to be in.  There shall be no areas with concrete barriers located on both sides of the roadway.  The roadway shall be paved with permanent pavement markings and signing in place.  A winter shutdown traffic control plan shall be submitted to the Engineer at this preliminary meeting.

643-3.08  Construction Sequencing.  Delete this subsection in its entirety and substitute the following:  Throughout the duration of the project, the detour roadway configuration shown on the plans shall be maintained, (i.e. the number of lanes and shoulders, their respective widths, and a 1-1/2 inch paved surface minimum) except for restrictions to traffic addressed through approved Traffic Control Plans.  A restriction to traffic shall be considered any condition of the roadway surface or any work operation or traffic control setup that reduces the number of lanes, stops traffic, or causes the 85th percentile speed to fall more than 10 mph below the posted speed limit.  An approved Traffic Control Plan is required before any restriction to traffic is implemented.  No restrictions to traffic will be allowed during the times listed below:

NOTE:  THIS LIST IS PROJECT SPECIFIC.  DELETE THIS NOTE FOR CONTRACT.

1.	Monday through Friday from 7:00 AM to 9:00 AM.

2.	Monday through Friday from 4:00 PM to 6:00 PM.

3.	Around any holiday as described below (in addition to times listed in items 1. through 4., above):

a.	If a holiday falls on Monday, from 6:00 AM to 10:00 PM on the day of the holiday.

b.	If a holiday falls on Tuesday, from 6:00 AM to 10:00 PM on the day before the holiday and the day of the holiday.

c.	If a holiday falls on Wednesday or Friday, from 4:30 PM to 10:00 PM on the day before the holiday and from 6:00 AM to 10:00 PM on the day of the holiday.

d.	If a holiday falls on Thursday, from 4:30 PM to 10:00 PM on the day before the holiday, and from 6:00 AM to 10:00 PM on the day of the holiday and the day after the holiday.

Divided highway crossovers constructed to detour traffic from the existing roadway to a new alignment shall be designed and constructed for 55 mph speed limit.

643-3.09  Temporary Pavement Markings.  Add the following subsection:  Permanent or Temporary Pavement Markings in accordance with this subsection, approved traffic control plans, and Parts III and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved roadways and detours, interim paving lifts, and roadways with seal coats and surface treatments are opened to traffic for longer than one continuous work shift.  This work may include restriping of the existing roadway prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with subsection 670-3.04, Paint Removal.  Construction shall be staged so that no traffic is routed over conflicting markings.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan, or as directed by the Engineer.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required.  There will be no compensation to upgrade Temporary Pavement Markings for short term operations to those required for long term operations.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Temporary Pavement Markings on the final pavement surface.  They shall be completely removed and disposed of in conjunction with the placement of the final markings.  The complete removal shall include any residual adhesive that might misguide motorists.  Final pavement markings on finished pavement surfaces and long term pavement markings on other asphalt surfaces shall be in place before work is suspended for the winter.

Temporary Pavement Markings may not be required for construction activities that will be completed within one continuous work shift if the roadway is adequately delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.  The Engineer shall determine the need for the Temporary Pavement Markings for these conditions.

1.	Long Term Operations.  Temporary Pavement Markings which will be in place for more than 2 weeks shall consist of full markings as if a permanent condition exists.

2.	Short Term Operations.  Temporary Pavement Markings which will be in place for less than 2 weeks shall be in accordance with Parts III and VI of the Alaska Traffic Manual with the following exceptions:

a.  Passing Zones.  Broken line pavement markings shall conform to Table 643-1.  This  applies to both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

TABLE 643-1*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 4 feet | 2 feet | 36 feet | 18 feet |
| Temporary Raised Pavement Markings | 3 units 3 feet on center | 2 units 2 feet on center | 34 feet | 18 feet |

TABLE 643-2*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 2 feet | 1 foot | 38 feet | 19 feet |
| Temporary Raised Pavement Markings | 1 unit 40 feet on center | 1 unit 20 feet on center | ____ | ____ |

* No passing markings and signing required per 643-3.09.2.b.

** Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

b.  No Passing Zones.  No passing zones, as detailed in Section 3B-3 to 3B-5 of the Alaska Traffic Manual, shall be identified as follows:

Sections of asphalt concrete pavement roadways with an ADT of 2000 vehicles per day or greater, shall have broken centerline markings conforming to Table 643-1, and no-passing markings consisting of a continuous 4-inch strip of removable preformed marking tape or temporary raised pavement markers placed on 5-foot centers in the no passing direction.  If a no passing condition exists for both directions of traffic, both directions shall be marked with the two 4-inch stripes of removable preformed marking tape separated by approximately 3 inches, or two temporary raised pavement markers placed approximately 3 inches apart on 5 foot centers and the broken centerline markings are not required.

Sections of asphalt concrete pavement roadways with an Average Daily Traffic (ADT) of less than 2000 vehicles per day, and seal coat and surface treatment pavements shall be marked with temporary pavement markings conforming to Table 643-2 and shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs.  The signs shall be supplemented with two 18-inch by 18-inch, minimum size, fluorescent red-orange flags mounted above the signs.  The signs shall be mounted so that the bottom of the sign is at least 5 feet above the adjacent roadway.

c.  Other Markings.  It will not be necessary to install arrows, legend, stop lines, crosswalks, or right edge line markings.  Railroad crossing markings are required for areas that have sight restrictions or high accident experience.  Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps.  All other types of markings are required.  These include channelizing lines and gore area outlines.

d.  Short Term Markings on Seal Coats and Surface Treatments.  Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for short-term markings on seal coat and surface treatment pavements.  The markers shall be installed prior to the application of the asphalt surface material and cover coat.

On multicourse surface treatments the temporary raised pavement markers shall be installed following the full width application of the first layer of cover coat.  The markers shall be installed on each day's completed surface before the pilot car operations are removed and unescorted traffic is allowed on the surface treatment in accordance with Table 643-2.

If the temporary raised pavement markers cannot be adequately secured to the first course of the cover coat material with the marker's flexible bituminous adhesive, the Contractor shall secure them to the surface with two nails and washers, of the appropriate length and area, so the nails do not pull through the foot of the marker.

After application of the asphalt and cover coat material, the vinyl protective cover shall be removed to expose the retroreflective surfaces of the marker.  Temporary markers shall be installed so that the foot of the marker unit is facing the direction of the approaching distributor.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days.  Final pavement markings shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline seal coat or surface treatment.  Seal coat and surface treatment pavements are exempt from the two week requirement stated in short-term operations.

643-4.01  Method of Measurement.  Add the following to item 1.:  Newspaper advertisements will not be included in measurement for Traffic Maintenance.

Delete the second sentence of the first paragraph under item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted and maintained in place during the life of this contract.

Delete the last sentence of the first paragraph under item 3. and replace with the following:  The quantities to be paid for shall be the number of hours or days that the setups are installed, accepted and maintained in place during the life of this contract.

Delete numbered paragraph 6. in its entirety and substitute the following:

6.	Temporary Pavement Markings will be measured by the single stripe station.  A single stripe is a marking or a temporary raised pavement marker four inches in width.  Wider striping will be measured as multiples of four inches.  Centerline gaps will not be deducted from measurements.  Installation of any word and symbol markings as well as the removal of the Temporary Pavement Markings will not be measured separately but will be subsidiary to this item.  The No-Passing Zone signing, as described in Subsection 643-3.09, 2., b., will not be measured separately but will be subsidiary to this item.

Delete paragraph 7., Seasonal Pavement Markings in its entirety.

Add the following:  Item 643(25) Portable Changeable Message Board Signs will be measured by the calendar day for each sign used as approved by the Engineer.

Newspaper advertisements ordered by the Department will be measured for payment based on a prorated amount of the cost for the advertisement.  The prorated amount will be calculated by dividing the cost of the advertisement among all projects currently advertising.  The Engineer will notify the Contractor within 3 days of receipt of the newspaper's bill, the amount due the newspaper for this project.

Providing a "hot-line road report" telephone with pre-recorded message will not be measured for payment but will be subsidiary to Item 643(1), Traffic Maintenance.

643-5.01  Basis of Payment.  In the second paragraph, delete Item 1., Seasonal Pavement Markings.

In the fourth paragraph, delete Pay Item 643(14) Seasonal Pavement Markings.

Add the following:  Payment for Item 643(25) Portable Changeable Message Board Signs will be full compensation for all labor, equipment, and materials to provide, move, maintain, program, and operate a portable message board sign on the project.

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent.  Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Add the following pay items:

Pay Item No.	Pay Item	 Pay Unit

643(25)	Portable Changeable Message	Calendar

Board Sign	Day

643(29)	Newspaper Advertisements	Contingent

Sum

(2/14/92)R62 R111 R141

SECTION 644

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

Special Provisions

644-2.01  Field Office.  Delete this subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after issuance of the letter of project completion.  The following office requirements shall be met:

1.	A minimum of 1,000 square feet of floor area.  The office area shall be divided so that it contains a minimum of two office rooms separated by closable doors.  Each office room shall have a minimum of 350 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 cycle power, with a minimum of two electrical outlets.

4.	A minimum of 100 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 15 vehicles.

6.	Attached indoor plumbing with sanitary lavatory facilities provided.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within one mile of the project.

644-2.02  Field Laboratory.  Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Delete the second paragraph and substitute the following:  The laboratory shall include a concrete slab, 8 feet by 10 feet by 4 inches thick, suitable for mounting a Gilson shaker and other equipment.  The slab shall be installed within an enclosed adjacent structure having a door, a window, a worktable, an exhaust fan, and adequate lighting and heat.

Add the following:  The Contractor shall supply 240 volt, 60 cycle power, a 100 lb. propane bottle, and a 500 gallon capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

644-5.01  Basis of Payment.  Add the following:  Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory.

(7/7/92)R63

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  Description.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01  Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j, and 7.1, located in the "green pages" of this document.

645-3.01  General.  The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following:  contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02  Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03  Subcontracts.  In the event the Contractor subcontracts a portion  of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01  Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.			Pay Item	Pay Unit

645(1)            Training Program	Labor Hour

___Trainees/Apprentices

(10/29/91)S16

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.05  Maintaining Existing and Temporary Electrical Systems.  Delete this subsection in its entirety and substitute the following:  The Contractor shall provide all work required to maintain, and reinstall when necessary, the following existing and temporary systems:

1.	traffic signal,

2.	highway lighting,

3.	flashing beacon, and

4.	sign illumination systems.

They shall be kept in effective operation during the progress of the work, except when shutdown is permitted to allow for alterations or final removal of the systems.  Systems shall be considered in effective operation when there are no damaged, inoperative, or malfunctioning components, and they operate as designed.  The State will pay for all electricity required for the operation of the systems, if they are in effective operation and the public benefits from their operation.  Replacement equipment shall be compatible with existing equipment used in the Central Region.

Signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets shall be relocated or replaced whenever they are closer than 6-feet to the travelled way.

During the various phases of construction, the Contractor shall shift the signal heads as required so they are aligned both horizontally and vertically with the approaches in accordance with the following:

1.	For a signal mounted overhead, the height above the travelled way to the bottom of the signal shall be minimum 17.5 and maximum 19.0 feet.

2.	For a side mounted signal, the height above the travelled way to the bottom of the signal shall be minimum 9.0 and maximum 11.0 feet.

3.	An overhead signal controlling a single lane shall be in line with the center of the lane.

4.	The overhead signal controlling two lanes and each of the two overhead signals controlling three lanes shall be in line with the stripe separating the lanes.

5.	If, when the travelled way is moved, the side mounted far right signal head is located such that the horizontal angle to it from the center of the farthest left through lane at the stop bar exceeds 20 degrees, then it shall be moved to an overhead location.  If there are two or three through lanes, then all overhead signal heads shall be realigned so that one is centered over each lane.  If there is one through lane, then the former side mounted signal head shall be located 8 feet to the right of the existing overhead signal.

6.	For a pedestrian signal, the height above the travelled way to the bottom of the signal shall be minimum 7.0 and maximum 9.0 feet.

7.	All signal heads shall be aimed so they conform with subsection 660-4.01, Installation Details.

Signal system shutdowns shall be limited to periods during normal working hours as specified in Section 643, Traffic Maintenance, during which flag control shall be used.  Lighting system shutdowns shall not interfere with the regular lighting schedule.  Local traffic enforcement and maintenance agencies shall be notified prior to any shutdown of a traffic signal system.

When the Contractor begins work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include repair or any damage prior to the date of the transfer of maintenance responsibility.  Therefore, before commencing work on the project, the Contractor should inventory the condition of the existing equipment and present written documentation of all damaged, inoperative, and malfunctioning electrical equipment.  This equipment shall be inspected jointly by the Engineer and the Contractor.  If the Contractor begins work before he provides the Engineer with an inventory, he waives the right to claim extra compensation when any component is later found to be damaged, inoperative, or malfunctioning.

At the Preconstruction Conference, the Contractor shall furnish the Engineer with the name and phone number of the person responsible for maintaining existing and temporary electrical facilities.  This person shall be available at all times until the date of Acceptance for Traffic and Maintenance and have access to all labor, materials, and equipment required to complete any repair.

Repair work on traffic signals shall begin within one hour of notification.  If repairs are not completed as required, then the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor.  The Contractor shall maintain a hand printed record of all work performed on the signal system in the diary found in each controller cabinet.  Each entry shall include the following:

1.	The date(s) and time(s) the changes or maintenance operations began and were completed, and the names of the crew members completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the changes or performing maintenance.

The Contractor shall ascertain the location of existing conduit runs, buried cables, junction boxes, and all underground utilities before using equipment that may damage such facilities or interfere with any system.

Where roadways are to remain open to traffic and existing lighting systems are to be modified, the Contractor shall energize the modified circuit by sunset on the same day he retires the original circuit.

When no longer required, the Contractor shall salvage all original and Department provided equipment in accordance with the plans and subsection 660-6.07, Salvaging Electric Equipment, and remove all other materials used in the temporary systems from the project.

660-2.01  Excavating and Backfilling.  In the third paragraph, change "Subsection 204-3.01" to "Section 204".

Add the following after the third paragraph:  The first 6 inches of backfill shall be free of rocks exceeding 1-inch maximum dimension.

660-2.03  Foundations.  Delete the tenth paragraph.

660-2.04  Poles, Steel Pedestals and Posts.  Add the following:  All poles and mastarms shall be designed for 100 MPH wind speeds with gusts to 130 MPH.

The Contractor shall relocate existing standards per the plans in a manner that maintains the existing condition.  The Contractor will be required to replace, at his expense, standards which are damaged or destroyed by his operations.  Relocated galvanized standards with rusted or scarred surface areas shall be repaired and recoated in accordance with subsection 660-2.14, Galvanizing.  Repair and recoating of rusted or scarred surface areas less than or equal to 10 percent of each standard's total surface area will not be measured or paid for separately, but will be subsidiary to other work under this section.

660-2.05  Conduit.  Add the following:  Trenching to install conduits across roadways with an existing paved surface will be allowed.

Delete the ninth paragraph (the fourth paragraph on page 431).

660-2.08  Conductors.  Delete the second paragraph under item 2., Power Conductors and Cables, and add the following:  Conductor insulation in cables consisting of three #8 AWG sized conductors shall be colored black, white, and red.  Conductor insulation in cables consisting of conductors larger than #8 AWG shall either be colored black, white, and red, or be black with printed numbers identifying each conductor per Insulated Cable Engineers Association (ICEA), method 4.

Standard Modifications

660-2.09(A)  Wiring.  In the seventh paragraph,  insert "and feeder" between "signal" and "conductors".  (5/7/91)M41

Special Provisions

660-2.10  Bonding and Grounding.  Add the following after the first paragraph:  The Contractor shall install a bare, number 8 AWG, solid copper conductor in all conduits as the grounding conductor.  The grounding conductors shall be attached to the conduits using insulated throat grounding bushings, leaving one foot of slack between each grounding bushing.

All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed.  Grounding bushings shall be the threaded type.

Delete the fifth paragraph on page 441 and substitute the following:  Where conduit is installed as a spare or for future use, the aforementioned copper grounding conductor may be omitted.

Standard Modifications

660-4.01  Installation Details.  In numbered paragraphs 7 and 9, under "Loops", change "660-2.08" to read "660-2.09(A), Wiring".  (5/7/91)M42

660-5.02  Backplates.  In the last paragraph, change "660-2.16" to read "660-2.15, Painting".  (5/7/91)M43

Special Provisions

660-6.01  Luminaires.  Add the following paragraph:  No paint may be applied to the reflecting surface of luminaire reflectors.

Luminaires shall provide the specified uniformities or better in the configurations listed in the table below.  Uniformity is defined as the average maintained illumination level divided by the maintained illumination at the dimmest point.  Uniformity shall be calculated using the manufacturer's current published photometric charts.  Uncorrected illumination values shall be derived by straight line interpolation between lines of the isofootcandle curves.  Computations shall be done assuming luminaires are located on one side of the roadway only.

| LUM TYPE | ROAD WIDTH | MTG HT | SPACING | LUM OFFSET | UNIFORMITY | INITIAL FOOT- CANDLES |
| --- | --- | --- | --- | --- | --- | --- |
| MC-3 |  | 40' |  |  | 2.7:1 |  |
| Area |  |  |  |  | 3.0:1 |  |
| Offset |  | 50' |  |  | 3.0:1 |  |

Luminaire Type Definitions:

MC-3		Mastarm Mounted Medium Cutoff, Type 3 as defined by the Illuminating Engineering Society (I.E.S.).

Offset:	Pole top mounted luminaires designed to be offset between 20 and 50 feet from the edge of traveled way and angled between 30 and 50 degrees from the horizontal.

Area:	Luminaires for under bridge lighting (see plans)

660-6.07  Salvaging Electrical Equipment.  Add the following to the first paragraph:  All equipment to be salvaged shall be delivered to the State Maintenance yard at 5820 E. Tudor Road, Anchorage.

Delete the fourth paragraph and substitute the following:  The following existing items not being reused shall become the property of the Contractor and be disposed of as indicated.  Items that are to be removed shall be removed from the highway right of way.

1.	Junction boxes (not including lids), conductors, and post and controller assembly foundations shall be removed.

2.	Conduits may be abandoned in place provided elbows and nipples that sweep the conduits into junction boxes are removed.  However, existing conduits encountered while trenching shall be removed to provide two radial feet of clearance between the old and new conduit.

3.	Traffic signal pole and electrolier foundations may be abandoned in place, provided the tops of the foundations, reinforcing steel, anchor bolts, and conduits are removed to a depth of not less than one foot below roadway subgrade, sidewalk, or unimproved ground, whichever applies.

4.	Existing conductors for vehicle detectors which are  encountered while installing new detectors, shall be removed.

660-7.01  Basis of Payment.  In the first paragraph, modify line eleven to read:  ".....involved in furnishing and installing, modifying, maintaining and.....".

Add the following:  Payment for traffic signal timing or retiming adjustments performed by the Municipality of Anchorage will not be paid for separately, but will be subsidiary to the appropriate items of work performed under Section 660 or Section 643.

(9/16/92)R65

SECTION 670

TRAFFIC MARKINGS

Standard Modifications

670-3.01  Construction Requirements.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)M22

SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.03  Emulsified Asphalts.  Delete the first and second sentences and substitute the following:  The STE-1 cationic emulsified asphalt shall comply with the requirements listed below when tested in accordance with ASTM D 244:

TESTS ON EMULSION

Viscosity, Saybolt Furol at 25o C	30 max.

Storage Stability, 1 day, %	1 max.

Demulsibility, 35 ml, 0.8% Sodium dioctyl

sulfosuccinate solution, %	25 min.

Sieve Test, % retained	0.10 max.

Particle Charge	Positive *

Distillation Oil by Volume of Emulsion, %	5 max.

Distillation Residual by Weight of Emulsion, %	45 min.

*	If particle charge test is inconclusive, materials having a maximum pH value of 6.7 will be acceptable.

TESTS ON RESIDUE

Penetration, 25o C, tenths of a mm	100 min.

200 max.

Ductility, 25o C, 5 cm/min., cm	40 min.

Solubility in Trichloroethylene, %	9.75 min.

702-2.04  Storage and Application Temperatures.  Add the following to Table 702-1:

| Type & Grade of Material | Spray (oF) | Mix (oF) | Storage (oF) |
| --- | --- | --- | --- |
| STE-1 | 70-140 | 70-150 | 50-125 |

Standard Modifications

702-2.04  Storage and Application Temperatures.  In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max".  (5/12/89)M23

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  Fine Aggregate For Concrete.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

703-2.02  Coarse Aggregate For Concrete.  In the first sentence, insert ", class B," after "AASHTO M 80".

(5/12/89)M24

703-2.03  Aggregate for Base.  Add the following to the list under the first paragraph:

Plastic Index      AASHTO T 90      6 max.

(5/7/91)M45

Special Provisions

703-2.03  Aggregate for Base.  Delete Table 703-2 and substitute the following:

TABLE 703-2

| AGGREGATE FOR UNTREATED BASE Percent Passing By Weight |  |
| --- | --- |
| Sieve Designation | Grading D-1 |
| 1 inch | 100 |
| : inch | 70-100 |
| d inch | 50-79 |
| No. 4 | 35-58 |
| No. 8 | 20-47 |
| No. 30 | 10-26 |
| No. 50 | 6-19 |
| No. 200 | 0-6 |

(10/1/91)R117

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  Delete this subsection in its entirety and substitute the following:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  All material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

Percent of Wear				AASHTO T 96	45 max.

Degradation Value				ATM T-13	30 min.

Percent Sodium Sulfate loss	AASHTO T 104	9 max.

Percent Fracture				ATM T-4		            	single face	80 min.

Asphalt concrete aggregate shall not exceed 8 percent thin - elongated pieces as determined by ATM T-9.

Fine Aggregate.  Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29.

Blended Aggregate.  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  Aggregate gradations shall be determined by ATM T-7, except when the sample is obtained by extraction, the size of the sample will be as listed in AASHTO T 164.

TABLE 703-3

ASPHALT CONCRETE AGGREGATE

Percent Passing by Weight

Sieve Designation	Type I	Type II	Type III

1 inch		  100

3/4 inch		 80-90	   100

1/2 inch		 60-84	  80-90	   100

3/8 inch		 48-78	  60-87	  80-90

No. 4		 28-63	  36-72	  44-81

No. 8		 14-55	  19-62	  26-70

No. 16		  9-46	  10-52	  16-59

No. 30		  6-39	   7-45	   9-49

No. 50		  5-29	   5-34	   6-36

No. 100		  4-18	   4-21	   4-22

No. 200		3.0-7.0	 3.0-7.0	 3.0-7.0

(7/1/92)R158

703-2.07  Selected Material  Add the following to Item 1., Selected Material, Type A:  It shall have 30 to 55 percent maximum by weight of particles passing the No. 4 sieve.  (10/1/91)R89

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.14  Preformed Pavement Markings.  Add the following to paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe area, the tape length shall, where possible, be a minimum of 100 feet.  (2/14/92)R150

712-2.15  Temporary Raised Pavement Markers.  Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they supplement, substitute, or serve as a positioning guide.

712-2.16  Temporary Raised Pavement Markers for Short-Term Operations, Seal Coats, and Surface Treatments.  Add the following subsection:  The marker shall consist of an L-shaped polyurethane body with retroreflective tape on the top vertical section and with a self-adhesive base.  Both faces of the yellow marker and one face of the white marker shall be reflectorized.  The marker body shall be made from 0.060 inch minimum thick polyurethane; the vertical leg shall be approximately 2 inches high by 4 inches wide and the base approximately 1-1/8 inches wide.  The polyurethane body shall conform to Table 712-1.

The adhesive shall be factory-applied to the marker base, and made of a pressure-sensitive material, a minimum 1/8 inch thick and 3/4 inch wide, with release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raised pavement markers, the markers shall come with a protective cover made of clear flexible polyvinyl chloride.

The reflective tape shall be metalized polycarbonate microprism retroreflective material with acrylic backing or equal, a minimum 0.25 inch wide by 4 inches long, and provide the minimum optical performance shown in Table 712-2, for an observation angle of 0.2 degrees.

TABLE 712-1

| PROPERTY | RESULT | ASTM TEST METHOD |
| --- | --- | --- |
| Specific Gravity (min.) | 1.19 | D 792 |
| Hardness | 80A | D 2240 |
| Tensile Strength (psi, min.) | 4600 | D 412 |
| Ultimate Elongation (percent, min.) | 330 | D 412 |
| Modulus at 300 percent (psi, min.) | 1000 | D 412 |
| Stiffness @ -20o F (psi, min.) @ +72o F (psi, min.) | 1700 900 | D 1053 D 1053 |
| Compression Set 22 hr. @ 70o C (percent, max.) | 65 | D 395 |
| Taber Abrasion CS17 wheel wt. loss (mg/1000 cycles) | 3 | --- |

TABLE 712-2

| Horizontal Entrance Angle | Specific Intensity* |  |
| --- | --- | --- |
|  | White | Yellow |
| 0 degrees | 3.5 | 3.0 |
| 30 degrees | 2.7 | 1.7 |

* Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident light.

(5/7/91)S61

SECTION 726

TOPSOIL

Standard Modifications

726-2.01  Topsoil.  In the second paragraph, change "not less than 1%" to read "not less than 3%".  (5/12/89)M29

Special Provisions

726-2.01  Topsoil.  Delete the fertilizer requirements as stated in this subsection.

Add the following:  Fertilizer shall be applied as stated in Section 618.  (5/15/92)R139

SECTION 729

GEOTEXTILES

Special Provisions

Delete this Section in its entirety and substitute the following:

729-2.01  Embankment Separation.

1.	Fibers used in the manufacturer of geotextiles, and the threads used in joining geotextiles by sewing, shall consist of long chain synthetic polymers, composed of at least 85 percent by weight polyolefins, or polyesters.  The geotextile shall be formed into a stable network such that the filaments or yarns retain their relative position to each other.  Both the geotextile and threads shall be resistant to chemical attack, mildew, and rot.

2.	Nonwoven geotextile may be formed by the needle-punched, spun-bonded or heat-bonded process.

3.	Woven geotextile shall be woven into a uniform pattern with distinct and measurable openings.  Edges of the cloth shall be selvaged to prevent the outer yarn from pulling away from the cloth.  The fabric shall be free from detrimental defects.

4.	The geotextile supplied shall meet the requirements listed in Table 729-1 for the type specified.

5.	The Contractor shall submit certification that the geotextile supplied meets the above requirements before it is used on the project.

Table 729-1

GEOTEXTILE REQUIREMENTS FOR

EMBANKMENT SEPARATION

| Geotextile Property | Test Method (ASTM) | Separation |  |
| --- | --- | --- | --- |
| Grab Elongation, % at breaking load | D-4632 | <50 | >50 |
| Grab Tensile Load, lbs, min. | D-4632 | 175 | 105 |
| Burst Strength, psi, min. | D-3786 | N/A | N/A |
| Trapezoid Tearing Strength, lbs, min. | D-4533 | 50 | 40 |
| Puncture Resistance, lbs, min. | D-4833 | 70 | 40 |
| Water Permittivity, 1/sec, min. | D-4491 | 0.04 | 0.30 |
| Apparent Opening Size, mm, max. | D-4751 | 0.30 | 0.21 |
| UV Degradation at 500 hour exposure, % strength retained | D-4355 | 70 | 70 |
| Geotextile Acceptance, Pass or Fail | D-4759 | Pass | Pass |

NOTES:                                                   1.	Separation geotextile supplied may have either less than, or greater than 50% elongation measured at breaking load in the Grab Tensile Test (ASTM D-4632).

2.	Geotextile Property Values = Minimum average roll values at a 95% confidence level in the weaker principal direction.

3.	0.21 mm = US Standard Sieve Size 70.

4.	0.30 mm = US Standard Sieve Size 50.

5.	0.85 mm = US Standard Sieve Size 20.

729-2.02  Temporary Silt Fence.  Add the following subsection:  The geotextile supplied shall meet the physical and mechanical properties listed in Table 729-4.

Table 729-4

GEOTEXTILE REQUIREMENTS FOR

TEMPORARY SILT FENCE

| Geotextile Property | Test Method (ASTM) | Fence Supported Requirements | Self-supported Requirements |
| --- | --- | --- | --- |
| Grab Tensile Strength lbs, min. | D-4632 | 90 | 90 |
| Elongation at 50% minimum tensile strength (45 lb), % max | D-4632 | N/A | 50 |
| Water Permittivity 1/sec, min. | D-4491 | 0.01 | 0.01 |
| Apparent Opening Size mm., max. | D-4751 | 0.84 | 0.84 |
| Ultraviolet Degradation at 500 hour exposure, min % strength retained | D-4355 | 70 | 70 |
| Geotextile Acceptance Pass or Fail | D-4759 | Pass | Pass |

Notes:

1.	Geotextile Property Value = Minimum average roll values 95% confidence level in the weaker principal direction.

2.	0.84 mm. = U.S. Standard Sieve Size 20

(10/1/91)R97

TABLE 729-2

GEOTEXTILE REQUIREMENTS FOR

SUBSURFACE DRAINAGE AND RIPRAP LINER

| Geotextile Property | Test Method (ASTM) | Subsurface Drainage | Riprap Liner |  |
| --- | --- | --- | --- | --- |
|  |  |  | Unprotected | Protected |
| Grab Elongation, % at breaking load | D-4632 | 15-100 | 15-80 | 15-80 |
| Grab Tensile Load, lbs, min. | D-4632 | 90 | 200 | 100 |
| Burst Strength, psi, min. | D-3786 | 125 | 350 | 200 |
| Water Permittivity, 1/sec, min. | D-4491 | 0.8 | 0.5 | 0.5 |
| Apparent Opening Size, mm, max. | D-4751 | 0.212 | 0.600 | 0.600 |
| UV Degradation at 500 hour exposure, % strength retained, min. | D-4355 | 70 | 70 | 70 |
| Geotextile Acceptance, Pass or Fail | D-4759 | Pass | Pass | Pass |

NOTES:

1.	Geotextile Property Values = Minimum average roll values at a 95% confidence level in the weaker principal direction.

2.	0.212 mm = US Standard Sieve Size 70.

3.	0.600 mm = US Standard Sieve Size 30.

TABLE 729-3

GEOTEXTILE REQUIREMENTS FOR

PAVEMENT REINFORCEMENT

| Geotextile Property | Test Method | Requirements |
| --- | --- | --- |
| Grab Tensile Breaking Load, lbs, min. | ASTM D-4632 | 90 |
| Grab Elongation @ tensile breaking load, percent, min/max | ASTM D-4632 | 50/150 |
| Asphalt Retention, gal/sq.yd., min. | Task Force 25 Method 8 | 0.2 |
| Melting Point, degrees F, min. | ASTM D-276 | 300 |
| Geotextile Acceptance, Pass or Fail | ASTM D-4759 | Pass |

NOTES:

Geotextile Strength and Elongation Requirements = Minimum average roll values at a 95% confidence level in the weaker principal direction.

(5/7/91)M47

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04  Sign Posts.  Delete Item 4., "Multi-directional Breakaway Load Concentration Coupler Base Assemblies and Coupler Hinge Plate", and substitute the following:

4.	Wide Flange Posts.

a.	Steel for wide flange posts shall conform to AASHTO M 183.

b.	Post sizes shall be as designated on the plans.

c.	Posts shall be hot dip galvanized in a manner conforming to AASHTO M 111 after fabrication.  Any cutting of metal posts after hot dip galvanizing shall be accomplished with minimum damage to the zinc coating and all exposed surfaces shall be protected by treating the exposed area in the same manner as if it were abraded or damaged.

d.	Galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating shall be repaired in accordance with the applicable provisions of AASHTO M 36.

(5/7/91)S43

APPENDIX A

PERMITS

APPENDIX B

STANDARD PRACTICE

FOR DETERMINATION OF OUTLIER TEST RESULTS

APPENDIX C

CONSTRUCTION SURVEYING REQUIREMENTS