PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  Holidays.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(5/7/91)M30

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph.  (5/12/89)M1

Special Provisions

102-1.06  Preparation of Proposal.  Replace the second paragraph with the following:  The bidder shall specify a unit price, in figures, for each pay item for which a quantity is given and shall also show the products of the respective unit prices and quantities written in figures in the column provided for that purpose and the total amount of the proposal obtained by adding the amounts of the several items.  All the figures shall be in ink or typed.  In the event of a discrepancy between unit bid prices and extensions, the unit bid price shall govern.  Any changes shall be initialed by the person signing the proposal.  (1/6/93)R171

Standard Modifications

102-1.06  Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07  Non-Responsive Proposals.  Delete numbered subsection 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06, Preparation of Proposal.

(5/7/91)M31

Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)M2

102-1.12   Addenda   Requirements.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)M3

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  Consideration of Proposals.  Add the following:  The apparent low bidder shall submit a completed Subcontractor List, form 25D-5(C), within 5 working days following receipt of written notification by the Department.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or,

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or,

9.	is determined by the Contracting Officer not to be responsible.

(4/1/93)R82

In determination of the low bidder for state funded projects, a 5 percent bid preference will be given to Alaska bidders, as required under AS 36.30.170.  "Alaska bidder" means a person who:

1.	holds a current Alaska business license,

2.	submits a bid for goods, services, or construction under the name as appearing on the person's current Alaska business license,

3.	has maintained a place of business within the state staffed by the bidder or an employee of the bidder for a period of six months immediately preceding the date of the bid,

4.	is incorporated or qualified to do business under the laws of the state, is a sole proprietorship, and the proprietor is a resident of the state or is a partnership, and all partners are residents of the state, and

5.	if a joint venture, is composed entirely of ventures that qualify under 1. through 4., above.

Except for timber, lumber and manufactured lumber products used in the construction project under AS 36.30.322(b), an Alaska products preference will be given as required under AS 36.30.326 - 36.30.332 when the bidder designates the use of Alaska products.  The bidder shall complete the Alaska Products Preference Worksheet, per its instructions, and submit it with his bid to indicate those Alaska products which are proposed for use.  If the successful bidder/Contractor proposes to use an Alaska product and does not do so, a penalty will be assessed against the successful bidder/Contractor in an amount equal to the product preference percentage granted to the successful bidder/Contractor plus one percent multiplied by the total declared value of the Alaska products proposed but not used.

(5/12/89)S20

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  Changes.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)M5

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)M6

105-1.17  Claims for Adjustment and Disputes.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.

Add the following:  Legal actions will be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.

(12/26/90)R93

SECTION 106

CONTROL OF MATERIALS

Special Provisions

106-1.02  Local Material Sources.  General.  Add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)S32

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)R5

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.11  Protection and Restoration of Property and Landscape.  Add the following to the third paragraph:  When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.  (2/9/91)R7

The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.  (5/7/91)S47

The Contractor shall not excavate, nor use for fill, any material at any site suspected or found to contain hazardous materials or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected or found to contain hazardous materials or petroleum fuels.

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2575.

Add the following:  The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.

The Contractor shall do no work, stockpiling, staging, parking nor trespassing below the ordinary high water mark of any watercourse or in any wetlands except as permitted by the contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

(2/9/91)R7

Standard Modifications

107-1.13  Responsibility for Damage Claims.  In the first sentence, change "claims or actions for injuries" to read "claims, actions or liabilities for injuries".  (5/12/89)M9

Special Provisions

107-1.15 Contractor's Responsibility for Work.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.  (5/7/91)S48

107-1.21  Permits.  Add the following Subsection:  The following permit has been received on the Contractors behalf by the Department:

Alaska Department of Fish and Game (ADF&G), Title 16 Fish Habitat Permit, No. FG-II-0167, dated April 23, 1993, expiring July 16, 1993.

The permits obtained by the Department are attached to these specifications as Appendix A.  The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have copies of the permits posted in the project office.

(9/10/92)R9A

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Add the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License.

2.	Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist,  amended  payrolls  must be submitted listing the

driver as an employee subject to all labor provisions of the contract.  These criteria are:

1.	the owner-operator's right to control the manner in which the work is to be performed,

2. 	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)S49

Standard Modifications

108-1.03  Prosecution and Progress.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)M11

Special Provisions

108-1.03  Prosecution and Progress.  In the first paragraph, delete the words "At this time" and substitute:  "Five working days before the preconstruction conference".  (5/7/91)S50

SECTION 109

MEASUREMENT AND PAYMENT

Standard Modifications

109-1.03 Scope of Payment.  Delete the last sentence of the fourth paragraph.  (5/7/91)M33

Special Provisions

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)R14A

109-1.07  Payment For Materials on Hand.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Kodiak, Alaska at a location acceptable to the Engineer. (9/1/89)R16

Add the following Section:

SECTION 121

STATE DBE INCENTIVE PROGRAM

Special Provisions

121-1.01  General.

1.	The Department is firmly committed to increasing the opportunity for certified Disadvantaged Business Enterprises (DBEs) to participate in the performance of contracts financed with State funds.

2.	To stimulate the utilization of certified DBEs under this Contract, the Department has developed a DBE Incentive Program.  The program applies to first tier (doing business directly with the prime Contractor) subcontracts and purchase orders under the contract.

3.	The Contractor shall designate, in writing, a DBE Officer and shall submit a copy of such designation to the Engineer at the preconstruction conference.

121-2.01  Definitions and Terms.

1.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 121-3.01.2 for criteria.

2.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23, Subpart A.

3.	Manufacturer.  An established firm that changes the shape, form, or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

4.	Supplier (Vendor).  A business or individual engaged in the sale of materials or supplies (that become a permanent part of the work), exclusive of manufacturing.

121-3.01  Program Requirements.

1.	Credit. In order for DBE participation to be counted toward the Incentive Program, the following conditions must be met:

a.	A DBE must be certified as such by the Department at the time of (1) the Engineer's approval of the subcontract or (2) the issuance of a purchase order by the Contractor to a DBE manufacturer or supplier in order for credit to be applied toward the DBE Incentive.  DOT/PF directories and updated information regarding certified firms may be obtained from the DOT/PF Civil Rights Manager, P.O. Box 196900, Anchorage, AK 99519-6900.

b.	Should a DBE become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Incentive.

c.	A DBE must perform a commercially useful function.

d.	A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements of ownership and control.  Credit toward the Incentive Program is limited to the percent of the DBE's joint venture participation.

e.	The Contractor must provide proof of the monies actually paid for the qualifying goods and services by DBEs.  Contractors are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

f.	Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

2.	Commercially Useful Function.  The following criteria will be used by the Engineer to determine if the work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on the site or have an on-site representative superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e. below.

e. 	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods and services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit or measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, supplier, manufacturer, and/or the employees or suppliers to such firms, the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

121-4.01  Method of Measurement.

1.	Upon satisfactory completion of all work under this Contract, the Contractor shall submit evidence (form 25A325) of money paid to qualified first tier DBEs under the Contract.  Subject to the provisions contained herein, a bonus payment will be calculated,  as follows;

a.	For DBE Subcontractors:	Bonus  =	15% of money paid

b.	For DBE Manufacturers:	Bonus  =	15% of money paid

c.	For DBE Suppliers:		Bonus  =	1-1/2% of money paid

2.	The maximum aggregate bonus to be paid as calculated in accordance with Paragraph 1., above, shall not exceed one percent (1%) of the original contract  award amount.

121-5.01  Basis of Payment.  Payment of the incentive will be made on the semi-final or final estimate.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

121(1)	DBE Incentive	Contingent Sum

(5/7/91)S40

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01  Description.  Add the following:  This work shall also consist of removing and replacing existing riprap at the locations shown on the plans.

202-2.01  General.  Add the following:  Item 202(31), Remove and Replace Riprap will include all work necessary to remove the riprap in conflict with the work, stockpile the riprap at a location within the work limits shown on the plans, and replace the riprap when the work is complete.

202-4.01  Basis of Payment.  Add the following:  Item 202(31), Remove and Replace Riprap will be full compensation for removing, stockpiling and replacing riprap.  If riprap is broken or otherwise damaged by the Contractor, it shall be replaced with new riprap meeting the size requirements of the original riprap.  No additional payment will be made for replacing damaged or broken riprap.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

202(31)	Remove and Replace Riprap	Lump Sum

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  Description.  Add the following:  This work shall also include a stream rechannelization of Devil's Creek as shown on the plans and in accordance with Subsection 203-3.01, General.

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A or C when required, shall meet the requirements of Subsection 703-2.07 Selected Material, Type A or C, respectively.  (5/12/89)M12

Special Provisions

203-3.01  General.  Add the following:  Stream rechannelization of Devil's Creek shall include the following items of work:

1.	Channel excavation and placement of dikes to the dimensions shown on the plans.  Dikes shall be constructed of excavated materials.  The method of placement and compaction shall be at the Contractor's option.  Excess excavation shall be stockpiled within the work limits shown on the plans.

2.	Placement of silt fence as required.  Silt fence fabric shall meet the requirements of Subsection 729-2.04, Silt Fence.  The silt fence support framework shall be finished 4 x 4-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.  The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

3.	Placement and anchoring of channel liner material.  The channel liner shall be an impermeable membrane meeting the requirements of Subsection 729-2.05, Channel Liner.  The surface on which the liner is to be placed shall be smooth and free of all stumps, boulders and other sharp objects.  All holes and large ruts shall be filled with native material.

4.	Diversion of Devil's Creek into the diversion channel.

5.	Diversion of Devil's Creek back to the main channel after construction of the new structural plate pipes.

6.	Removal and disposal of the silt fence and channel liner materials.  The silt fence removal shall be performed in such a manner that retained silt is not discharged into the creek.

7.	Backfill of the temporary diversion channel.  The method of backfill and compaction of materials located outside the roadway embankment shall be at the Contractor's option.  Backfill within the roadway embankment shall be accomplished in accordance with subsection 203-3.03, Construction of Embankments with Moisture and Density Control.

8.	Grading of the disturbed surface areas outside the roadway embankment to restore the areas to approximate original grade and seeding in accordance with Section 618, Seeding.

Prior to initiating the work required for stream rechannelization, the Contractor shall submit a detailed work plan for the Engineer's approval.  The work plan shall be submitted to the Engineer two weeks prior to the start of any work in Devil's Creek.  The plan shall consist of the method of accomplishing all work elements and schedule for completion.

All stipulations contained in Subsection 107-1.21, Permits shall be followed.

Devil's Creek shall be tested for turbidity and suspended solids in accordance with Subsection 644-2.07, Water Testing.

Removal and replacement of riprap will be in accordance with Subsection 202-2.01, General.

Standard Modifications

203-3.02 Embankment Construction.  On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible.  (5/7/91)M35

Special Provisions

203-4.01  Method of Measurement.  Add the following:  Item 203(35), Stream Rechannelization will not be measured for payment.

Standard Modifications

203-5.01  Basis of Payment.  Change Pay items 203(5), (6) and (7) to read:  Borrow, Type _____. (5/12/89)M12

Special Provisions

203-5.01  Basis of Payment.  Add the following:  Item 203(35), Stream Rechannelization will include all work as described under Subsection 203-3.01, General.  No separate payment will be made for excavation, dike construction, silt fence, channel liner, backfill, surface restoration, or seeding, these items are subsidiary to Item 203(35), Stream Rechannelization.  Water testing will be paid under Item 644(9), Water Testing.  Remove and replace riprap will be paid under Item 202(31), Remove and Replace Riprap.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

203(35)	Stream Rechannelization	Lump Sum

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 Materials.  Delete this subsection in its entirety and substitute the following:  Bedding and backfill materials shall meet the requirements for Selected Material, Type A, as specified in Subsection 703-2.07, Selected Material.  Pipe bedding and backfill material shall also pass the 3-inch sieve.

Selected Material, Type A pipe backfill shall extend a minimum of 12 inches above the pipe.  Excavated native material shall be utilized for the remainder of the backfill if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  All suitable material from structure excavation shall be used for bedding and backfill prior to using material from another source.

(3/23/93)R25

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  Materials.  Delete the last two sentences of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements for Grading E-1.

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-3.01  Proportioning.  Revise this subsection as follows:  In Table 501-1, Class of Concrete, under the category Coarse Aggregate Gradation AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S, W, and A-A concrete.  (9/1/89)R37

501-3.02  Batching.  Add the following to item No. 5, Batching:  The Contractor shall furnish the Engineer with a list of all ingredients, their individual weights, the moisture content of the various aggregates and the individual truck water meter reading when batched, for each truck load or batch of concrete supplied. (5/7/91)R147

501-3.06  Placing Concrete.   Delete the last sentence of Item 2. Pumping Concrete and substitute the following:  Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete at the direction of the Engineer or his representative.  (10/1/91)R92

SECTION 503

REINFORCING STEEL

Standard Modifications

503-3.05  Splicing.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)M17

SECTION 602

STRUCTURAL PLATE PIPE

Special Provisions

602-1.01  Description.  Add the following:  This work shall also consist of the construction of special plates and supports within the pipe as shown on the plans.

602-2.01  Materials.  Add the following:  All steel plates, corrugated metal pipe and welds shall be hot-galvanized in accordance with AASHTO M 111.

602-2.02  Assembling.  Add the following:  All field-assembled steel plate and corrugated metal pipe shall be bolted as shown on the plans and in accordance with the manufacturer's recommendations.  All welded materials as shown on the plans shall be shop-welded prior to field-assembly.  Welding of baffle plates to the corrugated metal pipe will not be permitted.

602-5.01  Basis of Payment.  Add the following:  No separate payment will be made for special plates and supports, structure excavation or backfill using native materials, these items will be subsidiary to Item 602(1), Structural Plate Pipe.  If Selected Material, Type A is not obtainable from the structure excavation, it will be measured and paid for as Item 203(6A), Borrow, Type A.

SECTION 618

SEEDING

Special Provisions

618-1.01  Description.  Delete this subsection and substitute the following:  All disturbed ground areas outside the roadway embankment limits shall be seeded.  This work shall consist of grading the disturbed areas to blend in with the surroundings, hand broadcasting grass seed and watering the seeded areas as required for proper germination and growth.

618-3.03  Application Method.   Add the following:  Seed shall be applied as shown in the following table per 1,000 square feet.

Application

Item              Ingredients              Rate

Seed Mix      Kentucky Nugget Bluegrass      0.40 lb.

Red Fescue (Arctared)          0.30 lb.

Annual Ryegrass (Lolium)       0.30 lb.

TOTAL      1.00 lbs/MSF

The Contractor shall not remove the required tags from the seed bags.

618-4.01  Method of Measurement.  Add the following:  Seeding will not be measured for payment.

618-5.01  Basis of Payment.  Add the following:   The work necessary to prepare the disturbed ground areas for seeding, furnishing and hand broadcasting grass seed, and watering for maintenance of seeded areas will not be paid for directly but will be subsidiary to Item 203(35), Stream Rechannelization.

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  Method of Measurement.  Delete item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)S41

SECTION 641

TEMPORARY EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  Description.  Delete the last sentence of the first paragraph.

Add the following: This work shall include preparation of a Temporary Erosion and Pollution Control Plan.  The Contractor shall conduct construction activities in accordance with the approved Temporary Erosion and Pollution Control Plan.

641-1.02  Preconstruction Conference.  Delete this subsection in its entirety and substitute the following:

641-1.02  Temporary Erosion and Pollution Control Plan.  At the preconstruction conference, the Contractor shall submit for acceptance a Temporary Erosion and Pollution Control Plan consisting of the following:

1.	Methods for clearing and grubbing.

2.	Plan for installation of temporary erosion and sediment control measures, in accordance with Best Management Practices included as part of this contract as Appendix B, including, but not limited to the following activities:

a.	Excavation and embankment construction.

b.	Construction of temporary and permanent drainage features.

c.	Construction in and around waterbodies and wetlands.

d.	Haul roads and material sites.

3.	Disposal of waste material.

4.	Containment, cleanup, and disposal of such substances as well as the methods to be utilized for disposing of petroleum products or other hazardous substances generated by construction equipment or activities.  The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.

641-2.01 Construction Requirements.  Add the following:  The Contractor shall be responsible for the containment, cleanup, and disposal of all construction-related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

(2/14/92)R59

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix C.

642-3.01  Construction Requirements.  Add the following to the third paragraph:  The Contractor shall also reference the inlet and outlet elevations of the new structural plate pipes to the existing USGS Benchmark as indicated on the plans.

SECTION 644

SERVICES TO BE FURNISHED

BY THE CONTRACTOR

Special Provisions

644-2.07  Water Testing.  Add the following subsection:  Prior to initiating work around Devil's Creek, the Contractor shall retain an independent test laboratory to test water samples taken by the Engineer.  These samples shall be tested for turbidity and suspended solids, in accordance with EPA standards, and the results shall be transmitted directly to the Engineer.

During construction, samples shall be taken and tested at intervals as directed by the Engineer (ie: hourly, daily or weekly) depending on the adjacent operation.  After completion of the work, final samples shall be obtained and tested.

644-3.01  Method of Measurement.  Add the following: Water testing shall be reimbursed based on paid receipts for the authorized tests.

644-4.01  Basis of Payment.  Add the following: Payment for water testing will be made on the receipts for authorized tests plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to have tests performed.  A change order will not be required to initiate water testing, the Notice to Proceed shall constitute the notice required to initiate water testing.

Add the following pay item:

Pay Item No.         Pay Item             Pay Unit

644(9)         Water Testing       Contingent Sum

(10/1/91)R64a

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  Fine Aggregate For Concrete.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

(5/12/89)M24

703-2.02  Coarse Aggregate For Concrete.  In the first sentence, insert ", class B," after "AASHTO M 80".  (5/12/89)M24

703-2.03  Aggregate for Base.  Add the following to the list under the first paragraph:

Plastic Index      AASHTO T 90      6 max.

(5/7/91)M45

Special Provisions

703-2.03 Aggregate for Base.  Delete Table 703-2, Aggregate for Untreated Base, and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

(Percent Passing by Weight)

| Sieve Designation | Grading E-1 |
| --- | --- |
| 3/4 inch | 70-100 |
| 3/8 inch | 50-79 |
| No. 4 | 35-58 |
| No. 8 | 20-47 |
| No. 30 | 10-26 |
| No. 200 | 7-12 |

703-2.07  Selected Material.  Add the following to Item 1., Selected Material Type A:  It shall have 30 to 55 percent maximum by weight of particles passing the No 4 sieve. (10/1/91)R89

SECTION 729

GEOTEXTILES

Special Provisions

729-2.04  Silt Fence.  Add the following subsection: Geotextile materials for Silt Fence shall meet the requirements of AASHTO M 288 for Sediment Control, except that the minimum permeability of the fabric shall be 0.002 cm/sec.

729-2.05  Channel Liner.  Add the following subsection:

1.	The channel liner shall be composed of a calendered polyvinyl chloride (PVC) sheeting material factory-bonded into a single panel meeting the physical and mechanical properties contained in Table 729-4.

2.	PVC Sheeting shall be formulated and manufactured from 100 percent virgin polyvinyl chloride resin and be specifically compounded for use in hydraulic structures.  Reprocessed or reground materials shall not be used.  No factory set up or trim materials that are foreign to the virgin formulation shall be used.  Only first quality phthalate and/or phosphate plasticizers shall be used.  The use of water soluble formulation ingredients is prohibited.

3.	The compound must contain a biocide at a viable formulation level.  There shall not be any unmixed formulation ingredients.  The sheeting shall contain no deep gas checks, no surface divots, no windows, and shall not exhibit cold flow.  It must have good surface quality and be free of pinholes and blisters.

4.	Individual calendered widths of PVC shall be factory fabricated into a single large panel.  Factory fabricated seams shall have a minimum of 1/2-inch nominal width and shall meet at a minimum, 80 percent of the unseamed strength properties.  No field seams will be allowed.

5.	Damaged liner materials shall be mended in such a way that the strength and hydraulic properties of the repaired area meet or exceed the requirements indicated for non-damaged liner.  All repairs shall conform to the manufacturer's recommended procedures.

6.	Certification of channel liner materials shall be based on minimum average roll values at a 95 percent confidence level.  The manufacturer's certification shall be furnished to the Engineer prior to installation of the channel liner.

Table 729-4

CHANNEL LINER REQUIREMENTS

| Liner Property | Test Method | Requirement |
| --- | --- | --- |
| Thickness, mils, min. (Nominal +/- 5 percent) | ASTM D-1593 | 30 |
| Tensile Strength, lbs/in, min. | ASTM D-882 | 69 |
| Elongation at Break, percent, min. | ASTM D-882 | 350 |
| Tear Resistance, lbs, min. | ASTM D-1004 | 9 |
| Low Temperature Strength | ASTM D-1790 | Pass at -20oF |
| Permeability, cm/sec, max. | AASHTO M 288 | 0.000001 |

APPENDIX A

PERMITS

APPENDIX B

BEST MANAGEMENT PRACTICES

APPENDIX C

CONSTRUCTION SURVEYING REQUIREMENTS