SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage office of the Department of Transportation and Public Facilities, Plans Room:

a.	Design Computations

b.	Cross Sections

Copies of the above may be obtained from Ridgway's Reprographics, 6000 Arctic Boulevard, Anchorage, Alaska  99518, (907) 561-1555 at the Contractor's cost.

2.	The following are available upon request in the Anchorage office of the Department of Transportation and Public Facilities Building, Plans Room:

a.	Geotechnical Report, entitled "Glenn Highway Rehabilitation, Geotechnical Recommendations",

b.	Glenn Highway Rehabilitation "Pavement Report", and

c.	Storm Water Manual (Price $20.00),

3.	The Initial Site Assessment Report which evaluates the potential to encounter hazardous substances during construction is available for review at the office of the Preliminary Design & Environmental Supervisor, (907) 266-1508.

4.	The Pavement Report references general construction history.  Specific maintenance information is not available.  During the summer of 1993, after completion of the field work for the Pavement Report, 1,800 tons of asphalt pavement overlay was added to East 5th Avenue between Gambell Street and Airport Heights and to a portion of the Glenn Highway from Airport Heights east for a distance of several hundred feet for repair of pavement rutting.

5.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 266-1531.

6.	An environmental document addressing concerns and environmental commitments has been approved and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 266-1508.

7.	This contract contains a newly-developed asphalt concrete pavement specification (Section 401).  Due to changes in materials testing procedures and requirements, the following new items are incorporated by reference in this specification and are available from the Department:

a.	Alaska Test Method T-17, Rev. 06/93, Standard Method of Test for Determining Bituminous Mix Design by the Marshall Method.

Alaska Test Method T-17 is the mix design method and also includes criteria which must be met for the class of mix specified in the bid schedule.

b.	Alaska Standard Practice SP-9, Rev. 07/93, Standard Practice for Abbreviated Testing Procedures to Monitor Process Control of Coarse and Fine Aggregate Gradations.

Standard practice SP-9 contains test methods for contractor process control as well as a minimum testing frequency, and a list of typical field laboratory equipment to be furnished by the Contractor.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  Holidays.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(5/7/91)R30

Special Provisions

101-1.73  Non-Frost Susceptible.  Add the following subsection:  Material that contains 6 percent or less passing the No. 200 screen as determined by sieve analysis performed on minus 3-inch material. (9/1/89)

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph.  (5/12/89)M1

102-1.06  Preparation of Proposal.  Add the following:  At certain Bid Openings a Bidder may wish to submit Bids on more work than he desires to have awarded to him.  The Bidder may indicate the total amount desired to be accepted and the Department will determine which of his low Bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the Bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our Bids at this letting which exceed the total of $__________ or _____ Contracts and hereby authorize the Department to determine which Bids shall be disqualified."

(5/7/91)

102-1.06  Preparation of Proposal.  Replace the second paragraph with the following:  The bidder shall specify a unit price, in figures, for each pay item for which a quantity is given and shall also show the products of the respective unit prices and quantities written in figures in the column provided for that purpose and the total amount of the proposal obtained by adding the amounts of the several items.  All the figures shall be in ink or typed.  In the event of a discrepancy between unit bid prices and extensions, the unit bid price shall govern.  Any changes shall be initialed by the person signing the proposal.  (7/2/93)M58

102-1.07  Non-Responsive Proposals.  Delete Item 3. in its entirety and substitute the following:

3.	If the Bidder adds any provisions reserving the right to accept or reject any award, or to enter into a Contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the Bidder at any one Bid letting, as provided in Subsection 102-1.06, Preparation of Proposal.  (5/7/91)M31

Add a new Item as follows:

7.	If any of the Unit Prices Bid are excessively unbalanced (either above or below the amount of a reasonable Bid) to the potential detriment of the Department.  (5/12/89)M2

102-1.12  Addenda Requirements.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)M3

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  Consideration of Proposals.  Add the following:  The apparent low Bidder shall submit a completed Subcontractor List, Form 25D-5(C), within 5 working days following receipt of written notification by the Department.

If a Bidder fails to list a Subcontractor or lists more than one Subcontractor for a particular portion of work and the value of that work is in excess of one-half of one percent of the total Bid, the Bidder agrees to perform that portion of work without the use of a Subcontractor and to have represented that he is qualified to perform that work.

A Bidder who attempts to circumvent the requirements of this Subsection by listing as a Subcontractor another  required under the Contract, violates this Subsection.

If a Contract is awarded to a Bidder who violates this Subsection, the Contracting Officer may:

1.	Cancel the Contract without any damages accruing to the Department, or

2.	After notice and a hearing, assess a penalty on the Bidder in an amount that does not exceed 10 percent of the value of the Subcontract at issue.

A Bidder may replace a listed Subcontractor who:

1.	Fails to comply with AS 08.18,

2.	Files for bankruptcy or becomes insolvent,

3.	Fails to execute a Contract with the Bidder involving performance of the Work for which the Subcontractor was listed and the Bidder acted in good faith,

4.	Fails to obtain bonding,

5.	Fails to obtain insurance acceptable to the Department,

6.	Fails to perform the Contract with the Bidder involving work for which the Subcontractor was  listed,

7.	Must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	Refuses to agree or abide with the Bidder's labor agreement, or

9.	Is determined by the Contracting Officer not to be responsible.

(1/6/93)R82

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  Changes.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)M5

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or Subcontractor that is related to the performance of the Contract.

The Engineer may audit the books and records of the Contractor or a Subcontractor to the extent that the books and records relate to the performance of the Contract or Subcontract, including cost or pricing data submitted under Subsection 104-1.02, Changes.  Books and records that relate to the performance of the Contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime Contract and by the Subcontractor for a period of three years after the date of final payment under the Subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)M6

Special Provisions

105-1.02  Plans and Working Drawings.  Replace the second sentence of the second paragraph with the following:  No work shall be performed until working drawings for such work, or changes thereto, are approved.

Replace the second sentence of the fourth paragraph with the following:  The Contractor shall indicate on the working drawings all deviations from the plans and specifications and shall also itemize and explain all deviations in the letter of transmittal.

(7/2/93)S62

105-1.06  Cooperation With Utilities.  Add the following:  The Contractor shall request locates from all the utilities having facilities in the area.  Their telephone numbers are as follows:

Anchorage Telephone Utility	564-1555

Anchorage Water and Wastewater Utility	564-2762

Chugach Electric Association	562-2278

DOT&PF Maintenance & Operations	333-2411

ENSTAR Natural Gas Company	264-3740

Prime Cable Television	562-3133

Municipal Light and Power	263-5441

Municipal Traffic Operations	786-8355

Locate Call Center	278-3121

If a cable is damaged and requires splicing, it will be repaired by the Utility with the party causing the damage paying the repair costs.  If an electric cable is damaged a second time, the cable will be replaced between junction points with the party causing the damage paying for replacing the cable.

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits.  The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

Prior to the relocation of the utility's facilities, construction staking may be required.  The Contractor shall give the Utility 2 weeks advance notice as to

when the staking will be available and maintain the stakes until the utility relocation is completed.  Payment for this staking will be as follows:

1.	If, as part of the Contract, the Contractor is required to provide staking in the area needed by the Utility, this work will be subsidiary to Item 642(1), Construction Surveying.

2.	If construction staking or right-of-way staking is required by the Utility in advance of the Contractor's normal schedule, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

3.	If right-of-way staking is required by the Utility, and staking the right-of-way is not a part of the Contract, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

(3/3/93)R3

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required.

The following specific coordination requirements are indicated for each Utility:

1.	Anchorage Water & Wastewater Utility (AWWU).  The Contractor shall coordinate with the Engineer and AWWU for inspections of their facilities.  Work to be inspected includes valve and manhole adjustments, waterline relocation at 5th Avenue and Ingra Street and three manhole reconstructs.  The AWWU contact number is 564-2762.

2.	ENSTAR Natural Gas Company.  ENSTAR's natural gas pipelines shall be continuously supported in their original position during excavation and backfill.  Extreme caution must be exercised during excavation and backfill operations to prevent damage to the pipe and pipe coating.  During excavation, plastic pipelines may be exposed for short durations only.  ENSTAR's plastic pipelines must be covered during any construction delay.

A cathodic protection area sweep is required after all underground work has been completed and before paving begins.  The sweep will take one day to perform and will require three working days notice to ENSTAR prior to performing the work.  If any underground contacts are detected, additional time will be required to perform repairs.

3.	Municipal Light & Power (ML&P).  ML&P will adjust or relocate their existing overhead and underground electric facilities at several locations within the project limits to accommodate the road construction.  The Contractor shall coordinate with the Engineer and ML&P's Operations Office at 263-5281.

a.	Station "E5" 75+55 to Station "E5" 78+55.  ML&P will construct approximately 300 feet of new 3-phase underground electric line along the south side of 5th Avenue west of Orca Street.  This underground line, which will serve the Alaska Sales & Service building, is being constructed so that the existing overhead powerline along the south side of 5th Avenue can be retired.  The existing powerline is within the clear zone of the proposed road improvements and must be removed.  The Contractor shall provide two weeks written notice, plus two weeks for ML&P to install the new underground powerline, before road construction begins in this area.   Since ML&P's underground work cannot be performed in frozen-ground conditions, the Contractor shall insure that notification to ML&P to do their work allows sufficient time to insure compliance with that requirement.  Removal of the existing overhead line will be accomplished by ML&P once the new underground line is energized.

b.	Station "E5" 66+04 to Station "E5" 75+72.  ML&P will retire the existing 3-phase overhead powerline along the south side of 5th Avenue between Juneau Street and Orca Street.  Existing power poles between Medfra Street and Orca Street will be removed.  The Contractor shall coordinate with ML&P for removal of these poles.  The existing power poles between Juneau Street and Medfra Street will remain to support the existing illumination system.

c.	Station "S" 157+08, 40'RT.  ML&P will lower the existing underground powerline crossing to maintain 4 feet of cover under the proposed special ditch along the south side of the highway.  The Contractor shall provide 2 weeks written notice, plus one week for ML&P to lower the powerline, before road construction begins in this area.  Since ML&P's underground work cannot be performed in frozen-ground conditions, the Contractor shall insure that notification to ML&P to do their work allows sufficient time to insure compliance with that requirement.

d.	Station "E5" 126+80, 165'LT (outside project limits).  ML&P will perform the work necessary to provide power to new Load Center "A".  This work will include installation of approximately 80 feet of overhead electric cable, from the existing transformer to power pole 72D adjacent to the load center, and then approximately 10 feet of underground cable in PVC duct between existing power pole 72D and the new load center.  The Contractor shall provide one week written notice, plus two weeks for ML&P to perform their work, before construction begins in this area.

e.	Station "S" 164+30, 75'RT.  ML&P will perform the work necessary to provide power to Load Center "B".  This work will include installation of approximately 245 feet of overhead electric cable, from the existing transformer to power pole 16D adjacent to the load center, and then approximately 10 feet of underground cable in PVC duct between existing power pole 16D and the re-paneled load center.  The Contractor shall provide one week written notice, plus two weeks for ML&P to perform their work, before construction begins in this area.

f.	Station "E5" 109+92, 136'LT.  ML&P will perform the work necessary to provide power to Load Center "C".  This work will include the disconnection and reconnection of service to the load center location and the retirement of the temporary overhead service to the traffic controller located in the northeast quadrant of the 5th Avenue/Reeve Boulevard intersection.  The Contractor shall provide one week written notice, plus two weeks for ML&P to perform their work, before construction begins in this area.

g.	Pole Shoring.  Existing power poles at approximate Stations "E5" 53+91,RT, "E6" 53+98,RT and "E6" 60+40,LT may require shoring.  The Contractor shall contact ML&P to determine type of shoring and/or necessity of shoring other ML&P poles within the project limits.

105-1.07  Cooperation Between Contractors.  Add the following:  Construction scheduling of East 5th Avenue, East 6th Avenue, Ingra Street and the Glenn Highway shall be coordinated with the construction projects listed below.

The Municipality of Anchorage may be constructing or reconstructing any or all of the following projects during the 1994 construction season:

Chester Creek Pipeline at Merrill Field, Phase A.

Chester Creek Pipeline at Merrill Field, Phase B.

Commercial Drive and Viking Drive Snow Disposal Site

Channelization at Northern Lights Boulevard and Nichols Street.

3rd Avenue from Gambell Street to Post Road, Rehabilitation.

4th Avenue from A Street to Post Road, Rehabilitation.

Cordova Street from 9th Avenue to 15th Avenue.

Denali Street from Northern Lights Boulevard to Benson Boulevard.

The following ADOT&PF project will be under construction concurrently with this project during the 1994 construction season:

Muldoon Road Rehabilitation

Contractor:  Wilder Construction, Inc.

The Contractor shall coordinate his traffic control, construction, and material hauling operations with the prime Contractor of the above projects so as to minimize impact on the travelling public, and to minimize conflicts with the work being performed under the other Contract.

(6/11/93)R175

Standard Modifications

105-1.12  Load Restrictions.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan.  (5/7/91)M32

Special Provisions

105-1.13  Maintenance During Construction.  Add the following:  During the construction season and prior to winter shutdowns, the Contractor shall inspect and clean all storm drain sumps and petroleum separator manholes.  This inspection and maintenance of the storm drain system will not be paid for directly but will be subsidiary to work paid for under Sections 603 and 604.  (7/24/91)

Standard Modifications

105-1.15  Project Completion.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the Contract is found to be complete, except for work specified under Subsection 618-3.04 Maintenance of Seeded Areas and Subsection 621-3.04 Period of Establishment, a letter of project completion will be issued by the Engineer.  (7/2/93)M7

105-1.17  Claims for Adjustment and Disputes.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the Contract adjustment for which the Contractor believes the Department is liable.  (7/2/93)M8

Special Provisions

105-1.17  Claims for Adjustment and Disputes.  Replace the first sentence of the eighth paragraph with the following:  If the claim is not resolved by agreement within 30 days of its receipt, the Engineer will issue a written decision to the Contractor.

(7/2/93)S71

Add the following:  Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.

(12/26/90)

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be produced in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total Contract amount, or $2,500, whichever is greater.  Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph.  For the purposes of this paragraph, the cost is the value of the steel and iron products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(7/2/92)S13

106-1.02  Local Material Sources.  Under Item 1. General, add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)S32

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement shall be provided to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)R5

SECTION 107

LEGAL RELATIONS AND RESPONSIBILITY

TO PUBLIC

Special Provisions

107-1.08  Railway-Highway Provisions.  Delete the second paragraph and add the following:

1.	Definition of Terms.

a.	Railroad's Manager of Telecommunications and Signaling - the person employed by the Railroad as head of its Telecommunications Department or his authorized representative.

b.	Railroad's Chief Engineer - the person employed by the Railroad as head of its Engineering Department or his authorized representative.

c.	Railroad's Contracting Officer - the person authorized by the Railroad to execute contractual agreements on behalf of the Railroad.

d.	Facility - any improvements owned by the Department which are to be placed on Railroad Property in accordance with a written permit executed by the Railroad and the Department.

e.	Permit Area - the space on Railroad property that is or will be occupied by the Facility plus reasonable working area and reasonable ingress and egress to the Facility.

f.	Railroad - the Alaska Railroad Corporation, P.O. Box 107500, Anchorage, Alaska  99510-7500.

g.	Railroad Property - all lands owned or withdrawn for the use of the Railroad, in and including the track right-of-way and communications pole right-of-way.

h.	Trackwork - all work on the line from the top of subgrade to the top of rail, including geotextile, when required.

i.	Track Materials - all hardware, excluding signals and controllers, associated with the running of a railroad.

2.	General Requirements.

a.	All construction, reconstruction, operation and maintenance on the Railroad Property shall be performed in compliance with these specifications.

b.	Failure to comply with these specifications  shall result in the suspension of all work on Railroad Property.  The Contractor shall comply immediately upon notification from the Department, either verbal or written.

c.	All negotiations between the Railroad and the Contractor shall be handled through the Department.

d.	All work on or about the Railroad Property shall be performed by experienced personnel in a safe and workmanlike manner in keeping with the approved Railroad practices, and as specified herein.  Railroad traffic and property shall be protected at all times.

e.	The safety and continuity of the operation of the railroad traffic shall be of first importance and shall be at all times protected and safeguarded.  The Contractor and his subcontractors shall perform and arrange their work accordingly.  The Railroad's Chief Engineer shall decide all matters involving the safety of Railroad facilities and the operation of it's railroad.  The approval of the Railroad's Chief Engineer, when given, shall not be considered as a release from responsibility or liability for any damage which the Railroad may suffer or for which it may be liable, as a result of the acts of the Contractor, his subcontractor or employees.

f.	Whenever in the opinion of the Railroad's Chief Engineer, the construction may cause a hazard to the safe operation of the Railroad, the Railroad may, at its discretion, place at the site of the work the required number of qualified employees to protect its operations.  The providing of such employees and such other precautions as may be taken shall not relieve the Contractor and his subcontractors from liability for the payment of damages caused by their operations.  The Railroad shall be the sole judge of necessity, as to the number and classification of employees required.  All Railroad cost and expense for providing such employees shall be collected from the Contractor.

g.	The Contractor shall be responsible for maintaining sight triangles at existing railroad crossings as well as at any temporary crossings within the project limits and at any railroad crossing outside the project limits that is designated and used as an alternate route for traffic.

3.	Insurance Requirements.

a.	The Contractor shall comply with all insurance requirements and conditions specified under Subsection 103-1.05, except that the following minimum limits shall apply for Comprehensive or General Liability Insurance:

Bodily Injury - $1,000,000 each occurrence

Premises Operations

Independent Contractors

Products

Completed Operations

Property Damage - $1,000,000 each occurrence

Premises Operations

Independent Contractors

Products

Completed Operations

Blanket Contractual

b.	Prior to commencement of work on Railroad Property, the Contractor shall provide evidence of Railroad Protective Liability insurance (Alaska Railroad and State of Alaska as insureds) with the following limits:

Bodily Injury - $2,000,000 per occurrence

Property Damage - $2,000,000 per occurrence

4.	Notice.

a.	The Contractor shall give written notice to the Department and the Railroad not less than 10 days in advance of the commencement of any construction, reconstruction or major maintenance activity on Railroad Property, in order that the necessary arrangements may be made for the protection of the Railroad's operation.  This notice shall include the proposed schedule of work, and the names of the subcontractors who may also be working on Railroad Property.

b.	A preconstruction meeting shall be held with the Railroad's Chief Engineer and representatives of the Department and Contractor prior to the commencement of any work on Railroad Property by the Contractor or his subcontractors.

5.	Flag Protection and Protection of Railroad Traffic.

a.	Whenever Railroad flag protection is required in the specifications, this flag protection shall be provided by person(s) authorized by the Railroad.  Each person so authorized shall have met the Railroad's qualifications for flagmen.  Railroad flag protection is to insure the safe movement of trains and other rail traffic and shall be done in strict accordance with the Railroad rules on flagging.

b.	The Contractor shall, during the progress of the work, furnish as many qualified flagmen, as in the opinion of the Railroad, may be required for the adequate protection of the Railroad traffic.

c.	Vehicles and other construction equipment shall not be parked or operated closer than 20 feet from centerline of any track without Railroad flag protection provided in accordance with Subsection 107-1.08.5.a.

d.	The Contractor shall arrange with the Railroad to keep himself informed of the time of arrival of all trains and shall entirely stop any of the operations which might be or cause a hazard to the safe passage of the train past the site of the work from 10 minutes before the expected arrival of the train until the train has passed.

6.	Train Delays.

a.	All work on Railroad property shall be conducted in such a manner as to prevent delays to trains or other rail traffic operated by the Railroad.

b.	Should any of the Contractor's or subcontractor's actions or activities cause delays to trains or other rail or water traffic, the agreed amount of liquidated damages shall be at the following rates and shall be collected from the Contractor:

| Passenger Trains | $50 per minute for each delay. $3,000 minimum charge. |
| --- | --- |
| All other trains and rail traffic | $50 per minute for each delay over five minutes. $1,500 minimum charge. |
| Rail barges, train-ships or other connecting carrier vessels | No charge for delays of an hour or less. $1,000 per hour for each hour or any part of an hour thereafter, with a minimum charge of $6,000. |

c.	Delay time will be taken from the train sheet in the Railroad Dispatcher's Office, in Anchorage, (265-2649) for all delays and such train sheet shall be the official document by which the length of time a train is delayed will be determined.  If another crew is needed to relieve the original crew, the charge shall also apply to the second crew.  If such delay causes a water carrier to miss a sailing, the liquidated damage computation of time covering the period of time to the next possible sailing time shall be in addition to the length of time determined by said train sheet.

7.	Protection of Railroad Communication Lines.

a.	All work on Railroad Property shall be conducted in such a manner as to protect the Railroad's communications facilities at all times from outages resulting directly or indirectly from the Contractor's or his subcontractor's operations.

b.	Should any of the Contractor's, or his subcontractor's operations cause outages to said communications facilities, the agreed amount of liquidated damages shall be at the following rates and shall be collected from the Contractor:

| Open wire communication circuits | $1.00 per minute per circuit |
| --- | --- |
| Communication cable | $5.00 per minute per cable |

c.	A minimum charge of $250 will be made for each outage.  The outage time shall be that as established by the Railroad's Test Board, Anchorage.

d.	There shall be no equipment worked or excavation within 15 feet of any Railroad communication pole guy, anchor, or other communications apparatus unless authorized in advance by the Railroad's Manager of Telecommunications and Signaling.

8.	Railroad Crossings.

a.	Whenever automatic railroad crossing signals are in the permit area, these signals must remain in operating condition at all times.  If, as a result of the Contractor's activities on the facility, the signals become inoperable the crossing shall be continuously protected in accordance with Subsection 107-1.08.5. until the signals are again operable.

b.	When regular railroad crossings are used as haul routes inside or outside the permit area, flagmen shall be provided by the Contractor for said crossings in all situations at the discretion of the Railroad.

c.	Temporary road crossings may be installed, provided the Contractor has acquired from the Railroad a temporary road crossing permit for said crossing.

The temporary crossing shall be constructed to the standards specified in the temporary crossing permit.  All protective signs required by the Railroad shall be provided and properly maintained by the Contractor.  When a temporary railroad crossing is in use, Railroad flag protection shall be provided at all times in accordance with Subsection 107-1.08.5.  When not in use during the winter season, the temporary crossing shall be removed unless specifically allowed in the temporary crossing permit.  Upon completion of the work or termination of the temporary crossing permit, the temporary railroad crossing shall be removed and the area restored to its original condition.

d.	The flange ways of all road crossings used by the Contractor or subcontractor as haul routes or temporary road crossings shall be kept free of gravel at all times and shall otherwise be maintained to the satisfaction of the Railroad's Chief Engineer.

e.	When a temporary or private road crossing is not in use, the Contractor shall provide suitable barricades (gates with padlocks, posts driven into the ground, etc.) to prevent vehicular access to the crossing.

9.	Power and Communication Lines.

a.	All power and communication lines shall be designed and constructed in accordance with National Electric Safety Code (NESC).

b.	Underground power and communication lines shall be installed in accordance with Subsection 107-1.08.10.  Whenever an underground power or communication line crosses underneath a track, a casing pipe shall be installed for carrying such lines.

c.	The minimum clearance above the top of a rail of the Railroad track shall be in accordance with the NESC, plus 6 inches to allow for future grade raises.

d.	The minimum clearance above the Railroad communication lines shall be in accordance with the NESC.

e.	Additional lines may not be added, or the characteristics of the line(s) changed without written approval of the Railroad's Contracting Officer.

f.	Wires shall be strung across the Railroad tracks only when Railroad flag protection is provided in accordance with Subsection 107-1.08.5.

g.	No wires shall be strung across the Railroad's communication lines without first receiving approval from the Railroad's Manager of Telecommunications and Signaling therefor, and such work must be accomplished only at a time and in a manner prescribed by said Manager of Telecommunications and Signaling.

10.	Underground Facilities.

a.	All underground utilities, including culverts, pipelines and underground power and communication lines, on Railroad property shall conform to the current AREA Specifications.

b.	Unless another method is authorized in advance and in writing by the Railroad's Chief Engineer, all underground facilities shall be installed under tracks and roads by boring, jacking or tunneling.

c.	Boring, jacking and tunneling shall be done under Railroad tracks only when Railroad flag protection is provided in accordance with Subsection 107-1.08.5.

d.	The proposed plan for boring, jacking or tunneling shall be approved by the Railroad's Chief Engineer prior to commencing the operation.

e.	All boring, jacking or tunneling headings shall be continuously protected against any loss of ground material by shoring or cribbing as necessary.

11.	Open Trenching.

a.	Only when authorized in advance and in writing by the Railroad's Chief Engineer shall any portion of the track be removed to allow trenching for installation of the facility.

b.	If allowed to open trench, the track may be removed from service only at the time authorized by the Railroad's Chief Engineer and shall be restored to service within the time period specified by the Railroad's Chief Engineer.  Should the track not be restored to service within the time period specified, the agreed amount of liquidated damages shall be at the rate specified in the written authorization allowing the open trenching or the liquidated damages in accordance with Subsection 107-1.08.6., whichever is greater and shall be collected from the Contractor.

c.	All work on track materials shall be accomplished by qualified trackmen.

d.	Only that portion of the track structure necessary to excavate, stockpile and install the facility shall be removed.  All track material removed shall be handled, stockpiled, and relaid in a manner as to avoid damage.  Any material which is damaged shall be replaced by the Contractor at his own expense.

e.	The backfill of the trench under the track and in the roadbed prism shall be of the same type of material as taken out, except the top 2 feet shall be clean pit run gravel.  Backfilling and compaction in the area affecting the roadbed prism shall be in accordance with the requirements of Section 204, Structure Excavation for Conduits and Minor Structures.

f.	The ballast used in replacing the track shall be equal in depth and quality to that which was removed.  The track shall be relaid and brought to original grade in accordance with standard Railroad practices.

12.	Excavations.

a.	Unless authorized in advance and in writing by the Railroad, the top of any excavation shall not be within 20 feet of center line of any track.

b.	No water shall be allowed to stand in open excavations in the track area.

c.	Bridging and shoring shall be adequate to safely carry Railroad traffic and the decision of the Railroad pertaining to same shall be final.

d.	All open excavations shall be continuously protected by flags, barricades or watchmen, as directed by the Railroad.

e.	No excavation shall be left open more than three days, unless authorized by the Railroad's Chief Engineer.

f.	The Railroad embankment, and cut slopes, shall not be disturbed any more than necessary to accommodate the construction and shall be left in a stabilized condition.

g.	Railroad ditches, culverts and roadways shall be kept clean and free of rock, gravel, construction debris and equipment at all times.

13.	Railroad Inspectors.

a.	The Railroad may furnish an inspector during the periods of construction on Railroad Property.  The Railroad inspector will inspect the removal and replacement of tracks, excavation, backfill, necessary bridging for tracks, shoring, flagging, lighting, clearances, etc., when necessary.  The Railroad inspector will work directly with the representative of the Department and the decision of the Railroad inspector in matters pertaining to Railroad operations and safety shall be final.  In the event more than one shift is worked, a Railroad inspector will be required for each shift.  Presence or absence of a Railroad inspector shall not relieve the Contractor of liability for damage done to property of the Railroad, Railroad lessees or permittees having installations on Railroad Property.

14.	Use of Explosives.

a.	The use of explosives shall be done in compliance with all applicable Federal, State and local laws and ordinances regarding the same.

b.	No blasting of any kind will be permitted unless the Contractor thoroughly safeguards the movement of trains and other rail traffic and personnel in the area where such blasting is being conducted.  Before blasting, Railroad flag protection in accordance with Subsection 107-1.08.5., shall be provided on each side of the blast area by the Contractor.  This flag protection shall not be removed until the track is inspected for damage from the blast.

c.	The Contractor will notify the Alaska Railroad Inspector and the Engineer of the exact time of each blast at least two hours in advance.

15.	Snow Removal.

a.	Snow removal operations shall be conducted in such a manner as to not place snow (1) upon the tracks of the Railroad, (2) where it interferes with the normal operation of the automatic crossing signals, or (3) impairs the visibility of either highway or rail traffic  at the crossing.

b.	Snow removal operations shall be conducted in accordance with Subsection 107-1.08.5.

16.	Clean-Up.

a.	At all times, all work and activities on the Facility shall be accomplished in such a manner as to keep the Railroad Property in a neat and orderly condition satisfactory to the Railroad.

b.	Upon completion of work, all equipment and unused materials shall be removed and the Railroad property shall be left in a neat and clean condition satisfactory to the Railroad.

c.	Should the Contractor or subcontractor fail to comply with Subsections 107-1.08.16.a. and 16.b., the Railroad may perform the required clean-up.  All Railroad costs and expenses for performing this work shall be collected from the Contractor.

17.	Payment Guarantee.

a.	The Department shall withhold 10 percent of the contract price or $10,000.00, whichever is smaller, from the final payment to apply against damages or other direct costs which may be assessed by the Railroad as a result of the Contractor's operations.

b.	The amount withheld above shall not be released until after the Department has received a written statement from the Railroad's Contracting Officer agreeing to release the payment.

(5/7/91)S2

107-1.11  Protection and Restoration of Property and Landscape.  Add the following to the third paragraph:  When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2575.

Add the following:  The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.  (5/7/91)S47

The Contractor shall not excavate, nor use for fill, any material at any site suspected of or found to contain hazardous materials or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected of or found to contain hazardous materials or petroleum fuels.

The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the Contract.  If the Contractor chooses to pursue permit modifications, such modifications shall be requested through the Engineer.

The Contractor shall do no work, such as stockpiling, staging, fording, parking or trespassing below the ordinary high water mark of any watercourse, except for that work specified by the Contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

(5/27/92)R7

Standard Modifications

107-1.13  Responsibility for Damage Claims.  In the first sentence, change "claims or actions for injuries" to read claims, actions or liabilities for injuries".  (5/12/89)M9

Special Provisions

107-1.15 Contractor's Responsibility for Work.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.  (5/7/91)S48

Standard Modifications

107-1.16  Contractor's Responsibility For Utility Property And Services.  In the last sentence of the third paragraph delete: "by the local fire authority."  (5/12/89)M10

Special Provisions

107-1.16  Contractor's Responsibility for Utility Property and Service.  Add the following after the first paragraph:  When working within 10 feet of an overhead electrical line or conductor, the Contractor shall comply with the requirements of Alaska Statutes AS 18.60.670 through AS 18.60.695.

Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the utility.

(10/1/92)R8

Add the following:  Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 10 feet of an overhead electrical line.

2.	Operations anticipated to be within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment which is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work to be performed.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will not be paid for separately, but will be subsidiary to the Item(s) of work being performed requiring cable watch services.

107-1.21  Permits.  Add the following Subsection:  The following permits have been received on the Contractor's behalf by the Department:

Department of the Army, Corps of Engineers Nationwide Permit 23.

The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge stormwater from the construction site.  Requirements for this permit are given under Section 641, Erosion and Pollution Control.

The Contractor shall be responsible for conducting all operations in compliance with Anchorage Municipal Code 15.70 (Noise).  If the Contractor can not conform with the restrictions of this Code, it is his responsibility to obtain a Noise Permit authorizing the nonconformance.  Application for this permit can be made through the  Municipality of Anchorage, Health and Human Services Division, 825 "L" Street, Anchorage, Alaska, (907)343-4200.

The permit obtained by the Department is attached to these specifications as Appendix A.  The terms, conditions, and stipulations contained in the permit obtained by either the Department or the Contractor are hereby made a part of these Specifications.  It is the Contractor's responsibility to abide by the stipulations contained in the permit.  If it is determined that an activity cannot be performed as specified in the permit, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have a copy of the permit posted in the project office.

(9/1/89)R9

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Delete the third paragraph on page 56 and substitute the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved Subcontractor) shall not be considered as Subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License,

2.	Business License for trucking together with supporting documents that list the driver as the business owner or corporate officer,

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent Contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent Contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent Contractor are not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the Contract.  These criteria are:

1.	The owner-operator's right to control the manner in which the work is to be performed,

2. 	The owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	The owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	Whether the service rendered requires a special skill,

5.	The degree of permanence of the working relationship, or

6.	Whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)S49

108-1.03  Prosecution and Progress.  In the first paragraph, delete the words "At this time" and substitute:  "Five working days before the preconstruction conference".  (5/7/91)S50

Standard Modifications

108-1.03  Prosecution and Progress.  In Item 1. insert: ", in a format acceptable to the Engineer," immediately after the words: "a progress schedule".  (5/12/89)M11

Special Provisions

108-1.03  Prosecution and Progress.  Delete Item 5., and substitute the following:

5.	A plan for erosion and pollution control, as required under  Subsection 641-1.02, Submittals.  (9/21/92)R160

Add the following:  The Contractor shall, every two weeks during construction, submit a Work Plan detailing his proposed operations for the forthcoming two weeks.  This Plan shall detail the following:

a.	Work activities,

b.	Manpower involved by trade,

c.	Work hours,

d.	Equipment involved, and

e.	The location of the work to be performed.

After approval of the progress schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.  Department representatives may be attending public meetings and community council meetings, and the spokesperson shall accompany them and provide a brief description and answer questions about the Contractor's work and schedules for the project.  The spokesperson will also be required to accompany the Engineer to residents and businesses affected by the project when disputes or problems arise as a result of the work being performed under this Contract.  The spokesperson must be able to commit the Contractor to courses of action when needed to resolve problems.

(7/24/91)R12

Preparation and updating of the progress schedule and two week Work Plans and providing a Contractor spokesperson will not be paid for directly.  Failure to submit the progress schedule and two week Work Plans as specified will result in partial withholding of progress payments in accordance with Subsection 109-1.06, Progress Payments.

(1/27/92)R11a

108-1.04  Limitation of Operations.  Add the following:  No lane restrictions will be allowed for East 5th Avenue, East 6th Avenue, or Glenn Highway until July 1, 1994, due to potential conflicts and impacts with Muldoon Road construction.

108-1.05  Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer.  (9/1/89)R13

Standard Modifications

108-1.07  Failure to Complete on Time.  Replace the third sentence of the first paragraph with the following:  The amount of these deductions is to reimburse the Department for estimated additional contract administration expenses incurred as a result of the Contractor's failure to complete the work within the time specified.

Replace Table 108-1 with the following:

TABLE 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  |  |
| --- | --- | --- |
| From More Than | To and Including | Daily Charge |
| $ 0 | $ 100,000 | $ 300 |
| 100,000 | 500,000 | 550 |
| 500,000 | 1,000,000 | 750 |
| 1,000,000 | 2,000,000 | 1,000 |
| 2,000,000 | 5,000,000 | 1,500 |
| 5,000,000 | 10,000,000 | 2,500 |
| 10,000,000 | - | 3,000 |

(7/2/93)M49

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  General.  Add the following:  When more than one type of material or work is specified for a pay item, letter or numeric suffixes, included within the parenthesis following the pay item number, will differentiate the types.  (7/2/93)S63

109-1.02  Measurement of Quantities.  Add the following:

TABLE 109-1

| CONVERSION TO THE SI INTERNATIONAL SYSTEM OF UNITS* |  |  |
| --- | --- | --- |
| To convert from | to | Multiply by |
| mile (US Statute) | meter (m) | 1,609.347 |
| foot | meter (m) | 0.3048 |
| foot (US survey) | meter (m) | 1200/3937 |
| inch | meter (m) | 0.0254 |
| square foot | square meter (m2) | 0.09290304 |
| square yard | square meter (m2) | 0.8361274 |
| acre (US Survey) | square meter (m2) | 4,046.873 |
| cubic foot | cubic meter (m3) | 0.02831685 |
| cubic yard | cubic meter (m3) | 0.7645549 |
| gallon (US liquid) | cubic meter (m3) | 0.003785412 |
| M. Gal. | cubic meter (m3) | 3.785412 |
| pound (lb avoirdupois) | kilogram (kg) | 0.45359237 |
| ton (short, 2000 lb) | kilogram (kg) | 907.1847 |
| pound-force (lbf) | newton (N) | 4.448222 |
| footcandle | lux (lx) | 10.76391 |
| degree Fahrenheit | degree Celsius (C) | tC=(tF-32)/1.8 |

* From ASTM publication E380-89a, Standard Practice for Use of the International System of Units (SI) The Modernized Metric System.

(1/31/92)R136

Standard Modifications

109-1.03 Scope of Payment.  Delete the last sentence of the fourth paragraph.  (5/7/91)M33

Special Provisions

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)R14a

109-1.06  Progress Payments.  Add the following:

Failure to submit schedules in accordance with Subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon receipt of current schedules from the Contractor.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the permit.

(9/21/92)R137a

109-1.07  Payment for Material on Hand.  Add the following:  Materials shall be physically separated from the other materials stored at the storage location.  Materials shall be clearly labeled with the project name and number.  Materials shall be stored in accordance with the manufacturer's published recommendations.  A copy of any such recommendations shall be provided to the Engineer.

Should storage conditions become unsatisfactory, any payments made for the materials will be classified as unearned.  If the Contractor has not earned sufficient funds to cover the cost of a deduction on the next progress payment, a request for repayment will be sent to the Contractor.  The Contractor agrees to repay the Department within 30 days from the date of a request to refund payment when the storage conditions have become unsatisfactory .  Unsatisfactory storage conditions include, but are not limited to:

1.	Storage not in accordance with the manufacturer's recommendations.

2.	Commingling or storage of other materials where any element of doubt exists as to which materials belong in which lot.

3.	Unsatisfactory labeling of materials.

4.	Any liens filed on the materials for storage or transport, or by the supplier or manufacturer of the material.

5.	Change of the storage locations without obtaining approval of the Engineer prior to the relocation.

6.	Damage to all or part of the materials by fire, theft, or other peril.

Should labor, travel, or any other costs be incurred for inspection off the limits of the project, the Contractor shall reimburse the Department for these costs.

The Contractor releases and discharges the Department from any liability arising out of, or in any way related to, the payment for materials on hand and/or to the storage or transport of these materials.  The Contractor is responsible for damages or delays which may relate to the storage or transport of the materials.

(7/2/93)S64

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, Code of Federal Regulations (CFR), Part 23 with the maximum opportunity to participate in the performance of Contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall Subcontractors or others associated with this Contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this Contract.

120-1.02  Interpretation.  It is the intent of this Section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this Section shall be considered a material breach of Contract.  The Department also considers failure to comply with this Section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular Contractor.

2.	Commercially Useful Function.  The execution of a Contract or a distinct element of work under a Contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03 Item 3. for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the Contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a Contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this Contract is shown on the Bid Schedule as a percentage of the total Contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A Bidder must demonstrate the ability to meet the DBE Utilization Goal in order to be eligible for award of this Contract.

120-3.01  Determination of Compliance.

1.	Phase I - Bid and Award.  In addition to Bid submission requirements, the apparent low Bidder must demonstrate DBE responsibility prior to award of this Contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of good faith effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the good faith effort is deemed sufficient, an amended Bid Schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the Bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient good faith effort will result in the Bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work Items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any Subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the Subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The Bidder must demonstrate that all reasonable efforts have been made to include DBEs in the Contract at a level at least equal to the goal established for the Contract.  The Contracting Officer will use the following criteria to judge if the Bidder, who has not met the Contract goal, has demonstrated sufficient good faith effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite good faith effort to do so.

1.	Consideration of all Subcontractable Items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the Bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the Bidder.

6.	Providing prospective DBEs with adequate information about requirements of the Contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in Bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See Item No. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the Bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the Subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a commercially useful function become decertified during the term of the Subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the Subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's Subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the Subcontract from consideration and expending good faith effort to replace the Subcontract with one from a currently certified DBE, or

b.	Having the Subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate good faith effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a commercially useful function.  The following criteria will be used by the Engineer to determine if work will be considered commercially useful.

a.	The work performed must be necessary and useful work required for the execution of the Contract.

b.	The scope-of-work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the Contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All Subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a Subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this Section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a Bid Item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under Contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their good faith effort in accordance with the provisions of Subsection 120-3.02, Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, all of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the good faith effort expended in accordance with 120-3.02, Good Faith Effort.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Utilization Goal those monies allowed by the Engineer in 120-3.03.04 as actually paid to certified DBE firms for commercially useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for commercially useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under Subsection 120-5.01, Basis of Payment.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE Subcontractors and manufacturers is 100 percent.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the Bid Price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing Contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other Items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking Subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total Contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking Subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for good faith effort as a condition of award per Section 120-2.01, Utilization Goal, until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per Subsection 120-3.03, Item 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

A Change Order is not required for DBE Adjustment, the Notice-to-Proceed shall constitute the notice required to initiate DBE Adjustment.

(12/8/92)R169

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(5/5/89)S33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01  Description.  Add the following:  This work shall also include the abandonment of groundwater well(s) and the removal and disposal of water pipe.

202-2.02  Removal of Bridges, Culverts and Other Drainage Structures.  Delete the 3rd Paragraph.

202-2.03  Removal of Pipe.  Delete this subsection and substitute the following:  When the Bid Schedule contains an item for the removal of culvert, sanitary sewer, or water pipe, the pipe to be removed will become the property of the Contractor.

202-2.04  Removal of Pavement, Sidewalks, Curbs, Etc.  Add the following:  Pavement removed may be used in the construction of the embankment.  It shall be placed away from wetlands, and no closer than 300 feet to a water body.  The broken asphalt pieces shall be six inches or less in maximum dimension.

For disposal of removed asphalt not used in the embankment, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by the DEC for disposal of removed asphalt.  A DEC permitting officer in Anchorage may be contacted at 563-6529.

A DEC approved site for disposal of removed asphalt is available at no charge to the Contractor at the Hiland Road Solid Waste Facility.  In order to use this site, the Contractor shall meet the following requirements:

1.	All dumping shall be coordinated through the Eagle River Street Maintenance office at 694-3487.

2.	Leveling course material may be included with removed asphalt if it does not exceed 30 percent of the total volume delivered.

3.	For quantities over 500 tons, the Contractor shall stockpile materials in a manner acceptable to the Municipality of Anchorage.

(6/1/92)R84a

202-2.05  Ground Water Well Abandonment.  Add the following Subsection:  One ground water monitoring well is known to exist at STA E5 80+10.  This well shall be decommissioned under 18 AAC 80.015(d) using the American Water Works Association (AWWA) standards, Section 13.  As a minimum, the well pipe shall be filled with grout, cut off five feet below the excavation limit and sealed.

The abandonment shall be performed under the supervision of a Hazardous Waste Professional as detailed under Subsection 203-3.07, Item 3., Hazardous Waste Professional.  A final well closure report meeting the requirements of Alaska Department of Environmental Conservation (DEC) shall be prepared by the Hazardous Waste Professional and submitted to DEC for approval with a copy of the approval to the Engineer.

202-2.06  Removal of Inlets.  Add the following Subsection:  Removal of inlets includes removal of all types of structures with inlet castings.  These structures may include but are not limited to inlet boxes and manholes, including all of the below ground portion.

202-3.01  Method of Measurement.  Add the following:  Ground water well abandonment will be measured for payment for each unit complete and accepted.

Removal of water pipe will be measured for payment by the linear foot for each foot of water pipe removed.

202-4.01  Basis of Payment.  Add the following:  Item 202(23), Ground Water Well Abandonment will be full compensation for each well decommissioned and will include all labor, equipment and materials necessary to complete the work.  No separate payment will be made for excavation, testing any excavated soils for contaminants, or for providing the Hazardous Waste Professional.

Payment for Removal of Water Pipe will be full compensation for all equipment, labor, tools, material, and incidentals necessary for removal and disposal of water pipe in accordance with the Contract.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

202(20)	Removal of Water Pipe	Linear Foot

202(23)	Ground Water Well Abandonment	Each

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  Description.  Add the following:  This work shall also consist of excavating and processing contaminated material.

This work shall also include ditch linear grading consisting of the excavation and final shaping of designated ditches and slopes for drainage by grading with a small dozer, motor grader, or other suitable means approved by the Engineer.

This work shall also consist of abandoning existing culverts and existing manholes in accordance with Subsection 203-3.05, Abandon Existing Culvert and Subsection 203-3.06, Abandon Existing Manhole.

This work shall also include pole shoring consisting of all work required to maintain utility poles in a safe and serviceable condition during excavation and backfilling operation.

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.

203-3.02  Embankment Construction.  On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible.  (5/7/91)M35

Special Provisions

203-3.02  Embankment Construction.  On page 96, delete the first sentence of the second paragraph, and substitute the following:  Roadway embankments shall be placed in horizontal layers not exceeding eight inches in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by one foot and transversely by 20-feet.

Add the following:  Where the Plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in Contract Unit Prices except as provided for in Section 104 Scope-of-Work.  (9/1/89)R23

Operation and type of compaction equipment near the Alaska Native Medical Center shall be in accordance with Section 643.

203-3.05  Abandon Existing Culvert.  Add the following subsection:  Existing culverts, where shown on the Plans to be abandoned, shall be abandoned in place.  All resulting openings into existing structures, that are to remain in place, shall be plugged with commercial quality Portland cement concrete.

Abandoning culverts in place shall conform to the following:

1.	Culverts that intersect the side slopes, shall be removed to a depth of not less than 3 feet, measured normal to the plane of the finished side slope, before being abandoned.

2.	Culverts shall be backfilled with sand or cement slurry by any method, acceptable to the Engineer, which completely fills the pipe.  Sand backfill material shall be clean, free draining, and free from roots and other deleterious substances.

3.	The ends of culverts shall be securely closed by a 0.5-foot thick tight fitting plug or wall of commercial quality concrete.

4.	Culverts shall not be abandoned until their use is no longer required.  The Contractor shall notify the Engineer in advance of any intended culvert abandonment.

203-3.06  Abandon Existing Manhole.  Add the following subsection:  Existing manholes where shown on the Plans to be abandoned, shall be abandoned in place, or, at the option of the Contractor, the manholes may be removed and disposed of.  All resulting openings into existing structures, that are to remain in place, shall be plugged with commercial quality Portland cement concrete.

Abandoning manholes in place shall conform to the following:

1.	Top of manholes shall be removed to base or top of culvert.

2.	Remaining base of manholes shall be filled with Borrow, Type A, and compacted in accordance with Subsection 203-3.02 of the Specifications.

3.	Manholes shall not be abandoned until their use is no longer required.  The Contractor shall notify the Engineer in advance of any intended manhole abandonment.

4.	Manhole sumps shall be cleaned using vacuum method or other method approved by the Engineer prior to filling.

203-3.07  Processing Contaminated Material.  Add the following Subsection:  This work shall consist of testing, and hauling the contaminated material to a remediation site, or remediating contaminated material on-site and disposing the treated material.  This work shall also consist of temporarily stockpiling the contaminated material, if necessary.  All work shall be performed under the supervision of a Hazardous Waste Professional and in accordance with the following:

1.	Monitoring Excavation for Contaminated Material.  Petroleum contaminated soils have been identified adjacent to the right-of-way in the proximity of the following locations; Station "I" 35+00 to 35+50 (Ingra Street),  Station "I" 43+00 to 46+00 LT (901 East 4th Avenue), and Station "E5" 57+50 to 58+50 LT (901 East 5th Avenue).  In addition, Polyclorinated Biphenol (PCB) contaminated soils were identified adjacent to the right of way near Station "I" 35+00 to 35+50 (Ingra Street).  In addition, contaminated material may be encountered when abandoning the groundwater monitoring well at Station "E5" 80+10.

2.	Monitoring Excavation for Contaminated Groundwater.  Groundwater may be encountered during storm drain excavation between Stations "I" 35+00 and 35+50 on Ingra Street.  If it is necessary to dewater the excavation area, the pumped groundwater shall be stored in a storage tank(s).  The groundwater shall be sampled to determine potential disposal options if analyses indicates the groundwater is contaminated.  The water samples collected from the storage container shall be submitted to an DEC approved laboratory for Total Petroleum Hydrocarbons (TPH), PCB, and solvent analyses.

DEC MAXIMUM CONTAMINANT LEVELS FOR GROUNDWATER

| Contaminant | Maximum Contaminant Level (PPM) | Observed Highest Concentration (mg/kg)* |
| --- | --- | --- |
| TPH | <1 | 9080 |
| Tetrachloroethylene | 0.005 | 0.38 |
| 1,2-Dichlorobenzene | No Limits | 0.02 |
| 1,4-Dichlorobenzene | 0.075 | 0.02 |
| Trichloroethylene | 0.005 | 0.03 |
| PCB | 0.0005 | 73.0 |

*	Evaluation of Site Characterization Data, Plant 1 1964 Oil Spill, Anchorage Municipal Light & Power, Stone & Webster Engineering Corporation, February 13, 1992.

A Hazardous Waste Professional shall be provided by the Contractor.  This person (firm) will be in responsible charge of abandoning monitoring well(s), and monitoring excavation activities and assuring contaminated soils and/or groundwater encountered during construction is disposed of according to appropriate regulatory requirements.

The Contractor shall be responsible for excavating contaminated soils only within the excavation limits shown on the plans or as directed by the Engineer.

3.	Hazardous Waste Professional.  The Hazardous Waste Professional (firm) shall have a current Alaska Department of Environmental Conservation (DEC) approved Quality Assurance Program Plan (QAPP).  All work shall be in accordance with the procedures detailed in the QAPP and in accordance with the ADEC approved project Plans.  The Hazardous Waste Professional shall perform the following duties:

a.	Field monitor and direct all activities related to working within suspected contaminated areas.

b.	Prior to any work in the suspected contaminated areas, submit for the Engineer's approval an DEC approved:

(1)	Site specific Quality Assurance Project Plan (QAPP).  This Plan shall detail how the Hazardous Waste Professional will identify and screen contaminants in the field, transport contaminated materials to the remediation location, dispose of the treated soil, identify the need for and location of any temporary stockpile locations, and detail the analytical methods to be used for determining the degree of contaminants in the excavated soil.

(2)	Temporary Soil Stockpile Plan.  This Plan shall identify where and how potentially contaminated soil would be stockpiled until quantitative analyses are accomplished.  In addition, this Plan shall detail what quantitative tests will be done, and how sampling of the material will be conducted.

c.	Monitor and direct all work associated with the monitoring well abandonment.

d.	Characterize by techniques such as but not limited to test pits, hand borings, and soil borings, any contamination discovered within the suspected areas.  The Hazardous Waste Professional shall also be on call to characterize any unsuspected contamination discovered during construction.

e.	Test the contamination levels in the soils and determine if the soils can be disposed of as unclassified excavation.

f.	Prepare closure reports required by DEC regulations, and maintain "chain-of-custody" paperwork concerning the disposal of the contaminated soil.

4.	Worker Health and Safety.  Prior to the excavating potentially contaminated soils, the Contractor shall assure that all personnel working within such areas have received State of Alaska, Department of Labor, Health and Safety Training.  The Contractor shall provide the Engineer with a list of all personnel who will be working within the potentially contaminated soil zones and/or with contaminated materials once identified as such.

The Contractor shall perform all work according to a site health and Safety Plan which meets OSHA requirements.  The health and safety plan shall also cover procedures for ensuring construction worker health and safety.

The Contractor shall notify all personnel and subcontractors prior to their beginning work at the site that they will be working in an area identified as being potentially contaminated.

5.	Contaminated Material Removal and Segregation.  The material to be excavated between Stations "I" 43+00 and 46+00 LT (901 East 4th Avenue) may be contaminated.  An uncontrolled release of petroleum fuel (gasoline) occurred on a property adjacent to the work area.  This release has been found by site investigations to be the following:

| CONTAMINANT | CONCENTRATION (ppm)* |
| --- | --- |
| BTEX (Benzene, Toluene, Ethylbenzene, & Xylenes) | 16.85 max. |
| GRO (Gasoline Range Organics) | 131.00 max. |
| DRO (Diesel Range Organics) | 49.8 max. |

*	From Phase II Soil and Groundwater Assessment, 4th Avenue and Ingra Street, Anchorage Alaska, August 1991, Shannon & Wilson, Inc.

The material to be excavated between Stations "E5" 57+50 to 58+50 LT (901 East 5th Avenue) may be contaminated.  An uncontrolled release of petroleum fuel (gasoline) and waste oil occurred adjacent to the work area.  This release has been found by site investigations to be the following:

| CONTAMINANT | CONCENTRATION (ppm)* |
| --- | --- |
| Oil and Grease | 3760.00 max. |
| Oil | 71.00 max. |
| Gas | 2.10 max. |
| TOX (Total Organic Halides) | 15.00 max. |
| TVH (Total Volatile Hydrocarbons) | 0.91 max. |

*	From Preliminary Environmental Assessment, Speedy Auto Glass, 901 East 5th Avenue, Anchorage, Alaska, prepared by Terrasat, June 13, 1991.

The Hazardous Waste Professional shall screen all material excavated in these areas with a photoionization detector (PID) or other field screening devise to segregate non-contaminated soils from contaminated soils, and shall monitor and verify the contamination levels in the soils which are removed from the site for disposal.

In the event the Contractor must temporarily stockpile petroleum contaminated soil, a petroleum resistant bottom liner, water resistant top cover, and temporary fencing will be required.  The liner, cover and temporary fencing shall be provided by the Contractor.

6.	Transportation.  Petroleum contaminated soils which cannot be disposed of as unclassified excavation shall be transported to a facility equipped with soil remediation services. Hazardous wastes shall be transported to a facility approved to handle such wastes.  Transportation of contaminated soils treated off-site must be done in such a manner to minimize the possibility of loss of materials during transport.  All soils need to be transported as a covered load.

7.	Abandonment of Ground Water Wells.  See Subsection 202-2.05 for requirements.

203-3.08 Pole Shoring.  Add the following:  Pole shoring is required prior to any excavation within 10 feet of a utility pole.  This shoring may be provided by a line truck, or require one, two or three steel H piles to be driven along the side of each pole to a minimum depth of 20 feet below the deepest excavation or to refusal.

The shoring pile shall be HP 10 x 42 steel piles of the required length.  The minimum friction bearing capacity for each member shall be 10 tons.  The Contractor shall maintain a record of equipment and field measurements to insure the required bearing strength.  Attachment of the pole to the shoring pile shall be with 4 x 3/16-inch galvanized steel bands at two locations above grade.  Wood wedge spacers shall be installed between the pole and the H-pile.

As soon as the Contractor has determined the method, extent and scheduling of excavation around all poles within the project, but no later than 30 days after receipt of Notice-to-Proceed, he shall schedule a field meeting with the Engineer and owning Utility.  The Utility will determine the number of poles to be shored with a line truck, one pile, two piles, or with three equally spaced piles based upon the Contractor's intended operation.  These poles will then be marked, and the Contractor shall provide the appropriate shoring 24 hours after giving written notification to the Utility.  If for any reason the Contractor changes his operations to further jeopardize the pole, he will be required to provide three piles at no delay.

After backfilling around the poles and the aerial system is retired, if intended to be retired, the Contractor shall remove the support piling.  He may either remove the steel shoring in total, or he may cut it at the bottom of Selected Material, Type A.  Backfill and compaction shall be in accordance with this Section.  Shoring shall become the property of the Contractor.

203-4.01  Method of Measurement. Add the following:  Measurement of Item 203(17), Ditch Linear Grading, whether flat bottom or "V" ditch, will be measured for payment by the station along the center of the ditch for each ditch so designated, constructed and accepted by the Engineer.  Material excavated from the ditch shall be measured separately as unclassified excavation.

Item 203(37), Abandon Existing Culvert will be measured per linear feet for culvert abandoned in accordance with the requirements above, regardless of size.  Abandon existing manhole will not be measured for payment but will be subsidiary to Item 203(37), Abandon Existing Culvert.

No additional payment will me made for plugs, culvert removal, structure excavation, or backfill (including sand backfill).  These items will be subsidiary to Item 203(37), Abandon Existing Culvert.

No deduction from the excavation quantities will be made for pavement removed under Item 202(2), Removal of Pavement.

Item 203(29), Excavating Contaminated Material will be measured by the cubic yard in accordance with Section 109, Measurement and Payment.

Item 203(30), Processing Contaminated Material will be measured in accordance with Section 109, Measurement and Payment.

Pole shoring will not be measured for payment.

Standard Modifications

203-5.01  Basis of Payment.  Change Pay Items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)M12

Special Provisions

203-5.01  Basis of Payment.  Add the following:  Payment for ditch linear grading will be full compensation for furnishing all equipment, labor, tools and incidentals to provide the preparation and shaping necessary to complete the work.  Material excavated from the ditch will be paid for separately under Item 203(3) Unclassified Excavation.

Payment for abandoning existing culvert will be full compensation for furnishing all equipment, labor, tools, material, and incidentals necessary for abandoning culvert pipe in accordance with the Contract.  Pipe designated for abandon but removed at the Contractor's option under Section 202 will be paid for in accordance with Item 202(4) Removal of Culvert Pipe.

Item 203(29), Excavating Contaminated Material will include all work associated with excavating, hauling and temporarily stockpiling contaminated material.

Item 203(30), Processing Contaminated Material will be paid on a contingent sum basis in accordance with Subsection 109-1.05, Compensation For Extra Work, for all work involved in testing, proccessing and handling excavated and stockpiled material as directed by the Engineer.

Pole shoring will not be paid for separately but will be considered subsidiary to the item of work requiring the pole shoring.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

203(17)	Ditch Linear Grading	Station

203(29)	Excavating Contaminated Material	Cubic Yard

203(30)	Processing Contaminated Material	Contingent

Sum

203(37)	Abandon Existing Culvert	Linear Foot

(9/1/89)R20

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-1.01 Description.  Add the following:  This work shall also  include trench protection.

It is expected that the width of the storm drain trench on East 5th Avenue will need to be controlled by use of trench protection in order to provide the required travel lanes for traffic maintenance.

204-2.01 Materials.  Delete this subsection in its entirety and substitute the following:  Bedding and backfill materials shall meet the requirements for Selected Material, Type A, as specified in Subsection 703-2.07, Selected Material.  Pipe bedding and backfill material shall also pass the 3-inch sieve.

Selected Material, Type A pipe backfill shall extend a minimum of 12 inches above the pipe.  Excavated native material shall be utilized for the remainder of the trench backfill if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  All suitable material from structure excavation shall be used for bedding and backfill prior to using material from another source.

204-3.01  Construction Requirements.  Add the following to the third paragraph:  Native material may be utilized for electrical conduit bedding and backfill outside the pavement structure if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Compaction may be as approved by the Engineer.

(3/23/93)R25

204-4.01  Method of Measurement.  Add the following to the third paragraph:  Item 204(2) Trench Protection directed by the Engineer will be measured by the linear foot of trench protected.

204-5.01  Basis of Payment.  Add the following to the third paragraph:  Item 204(2) Trench Protection approved by the Engineer will be paid for at the contract price per linear foot.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

204(2)	Trench Protection 	Linear Foot

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  Materials.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements for Grading D-1.  (10/1/91)R116

Add the following after the first paragraph:  At the Contractor's option, recycled asphalt pavement (RAP) may be substituted for crushed aggregate base course, inch for inch, if the following conditions are met:

1.	RAP shall be crushed or processed to 100 percent by weight passing the 1½-inch sieve and 95 - 100 percent by weight passing the 1-inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| SIEVE | % PASSING BY WEIGHT |
| --- | --- |
| 1 | 100 |
| ¾ | 70-100 |
| _ | 50-90 |
| No. 4 | 35-78 |
| No. 10 | 20-65 |
| No. 40 | 8-40 |
| No. 80 | 5-25 |
| No. 200 | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAP.

301-3.01  Placing.  Add the following:  Base course material used for the sidewalk, pathway or median foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface.  (9/1/89)R26

Within 5 days of completion of new paving, the Contractor shall pull material from the crushed aggregate base layer at shoulders to match the top edge of pavement.

301-3.03  Shaping and Compaction.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 90 psi (+5 psi) and the roller shall have a minimum operating weight per tire of 2,000 pounds.

301-5.01  Basis of Payment.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, it will be paid for as Item 301(1), Crushed Aggregate Base Course at the unit price shown on the Bid schedule for that item.

Where crushed asphalt pavement is called for in the Plans, it will be paid for under Section 308.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

301(4)	Recycled Asphalt Pavement	Ton

(6/11/93)R176

Add the following Section:

SECTION 308

CRUSHED ASPHALT PAVEMENT

Special Provisions

308-1.01  Description.  This item shall consist of crushing the existing asphalt pavement using a rotomiller or planer and blending the crushed pavement into the existing base course layer.  The mixture shall then be shaped and compacted as a base course to the grades shown on the Plans.

308-2.01  Materials.  The existing asphalt pavement shall be crushed or processed to 100 percent by weight passing the 2-inch sieve and 95 - 100 percent by weight passing the 1½-inch sieve.

The crushed asphalt pavement, as described in Subsection 308-1.01, shall be of uniform gradation with no segregation or pockets of unmixed materials.

CONSTRUCTION REQUIREMENTS

308-3.01  Grading and Placing.  The rotomiller or planer shall have the following capabilities:

1.	Self propelled,

2.	Able to spray water at the cutting drum to minimize dust, and

3.	Adjustable as to slope and depth.

4.	Able to cut up to the required depth in a single pass.

The crushed pavement shall be mixed with approximately 2 inches of the existing base course.  Additional crushed aggregate base course material shall be added to the crushed asphalt pavement mixture as directed by the Engineer.  The crushed asphalt pavement shall be bladed until a smooth, uniform surface is obtained that is true to line, grade and cross-section and the mix is in condition for compacting.

In areas where the existing asphalt pavement depth varies, and the Contractor is unable to attain a smooth grade, crushed aggregate base course material shall be added to the mix as a filler to attain the proper grade.

The work area shall be kept free of standing water at all times.

308-3.02  Finishing and Compacting.  Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 50,000 pounds impact per vibration and a minimum frequency of 1,000 vibrations per minute.  The optimum density will be determined by the Engineer using a nuclear densimeter gauge to monitor the test strip.

After spreading and mixing, the crushed asphalt pavement shall be thoroughly watered and compacted by rolling.  The rolling shall progress by lapping uniformly each preceding rear wheel track by one-half the width of such track.  Rolling with a vibratory compactor shall be as determined by the test strip for density acceptance.  After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 90 psi (+5psi) and the roller shall have a minimum operating weight per tire of 2,000 pounds.

After rolling, the crushed asphalt pavement should be thoroughly set, the interstices of the material reduced to a minimum, and creeping of the stone ahead of the roller should no longer be visible.  Blading and rolling shall be done alternately, as required or directed, to obtain a smooth, even and uniformly compacted base.  The crushed asphalt pavement shall not be rolled when the underlying base course is soft or yielding or when the rolling causes undulation in the crushed asphalt pavement.

When the rolling develops irregularities that exceed _-inch when tested with a 10-foot straightedge, the irregular surface shall be loosened, refilled with the same kind of material as used in constructing the crushed asphalt pavement, and rolled again as required.

In areas inaccessible to rollers, the crushed asphalt pavement shall be compacted thoroughly with mechanical tampers.  The Contractor may propose an alternate method of rolling and scarifying which should be submitted to the Engineer for approval at the Pre-Construction Conference.

308-3.03  Surface Test.  After rolling and compacting of the crushed asphalt pavement has been completed, the surface shall be tested for smoothness and accuracy of grade and crown.  Any portion lacking the required smoothness or failing in accuracy of grade of crown shall be scarified, reshaped, recompacted, and otherwise manipulated as the Engineer may direct until the required smoothness and accuracy are obtained.  The finished surface shall not vary more than _-inch from a 10-foot straightedge when applied to the surface parallel with, and at right angles to, the centerline.

308-3.04  Protection.  Work on the crushed asphalt pavement shall not be accomplished during freezing temperatures nor when the subgrade is wet.  If the imported crushed aggregate base course contains frozen materials or the underlying base course is frozen, construction shall be stopped.

308-3.05  Maintenance.  Following the completion of the crushed asphalt pavement, the Contractor shall perform all maintenance work necessary to keep the surface in a condition satisfactory for tack coat.  After application of tack coat, the surface shall be kept clean and free from foreign material.  The surface shall be properly drained at all times.  If cleaning is necessary, or if the tack coat becomes disturbed, any remedial effort necessary shall be performed at the expense of the Contractor.

308-4.01  Method of Measurement.  Crushed asphalt pavement shall be measured for payment by the square yard of the finished surface.

Water required for compaction of the crushed asphalt pavement will be considered a subsidiary obligation.

308-5.01  Basis of Payment.  The accepted quantity of crushed asphalt pavement will be paid for at the Contract Unit Price per square yard complete and in place.

Additional crushed aggregate base course, if required, will be paid for under Section 301.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

308(1)	Crushed Asphalt Base Course	Square Yard

(9/1/89)

Delete this Section in its entirety and substitute the following:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Standard Modifications

401-1.01  Description.  This work consists of the furnishing and mixing of aggregate and asphalt cement at a central mixing plant and the hauling, spreading, and compaction of the asphalt concrete mixture on a previously prepared surface, all as specified in the contract and in reasonably close conformance with the lines, grades and thickness shown on the plans.

401-2.01  Composition of Mixtures.  Mixtures shall be composed of aggregate and asphalt cement combined as specified for the type shown in the contract.  Asphalt Concrete, Type II, shall meet the requirements of ATM T-17, for Class A.

At least 15 calendar days prior to the production of asphalt concrete pavement mix, the Contractor shall submit the following to the Engineer:

1.	Notification that aggregate proposed for the mixture is available for sampling.

2.	A letter stating the proposed gradation for the Trial Job Mix Design, gradations for individual stockpiles, and blend ratio for each aggregate stockpile.  Job Mix Design proposals by the Contractor shall be within the broad band gradations set in Table 703-3.

3.	A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in Section 702, manufacturer's certificate of compliance with Section 702, and a temperature viscosity curve for the asphalt cement.

4.	A 1/2 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

The Contractor shall accompany the Engineer during sampling, and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.

From this information, the Engineer will establish the Job Mix Design which shall become a part of the contract and shall be followed unless modified in writing.  Job Mix Design test results will be available within 7 working days after submittal.

The Job Mix Design shall be determined by and shall conform to the requirements of ATM T-17.

Changes in the Job Mix Design warranted by changes in the aggregate or sources of aggregate shall be submitted by the Contractor in the same manner as the original submittal.

If the mixture is obtained from a commercial source, the Contractor shall submit a certified statement of its components and their proportions as outlined in these specifications for approval as the Job Mix Design.

The full tolerances specified below shall be applied to the approved Job Mix Design gradations and shall not be limited to the broad bands listed in Table 703-3.  Tolerances shall not be applied to the largest specified screen.

| Sieve Size or Item | Tolerance (Percent Passing) |
| --- | --- |
| 3/4 inch | +/- 8% |
| 1/2 inch | +/- 7% |
| 3/8 inch | +/- 7% |
| No. 4 | +/- 7% |
| No. 8 | +/- 6% |
| No. 16 | +/- 6% |
| No. 30 | +/- 5% |
| No. 50 | +/- 4% |
| No. 100 | +/- 3% |
| No. 200 | +/- 3% |
| Asphalt % | +/- 0.4% |

401-2.02  Aggregates.  Aggregates shall conform to the requirements of Subsection 703-2.04.

401-2.03  Filler.  Filler shall conform to the requirements of AASHTO M 17.

401-2.04  Asphalt Cement.  The grade of asphalt cement will be specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702, Asphalt Materials.  Asphalt cement may be conditionally accepted at the source.  If the cement is to be conditionally accepted at the source, the Contractor shall provide a manufacturer's certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the cement is shipped.

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the cement supplied for the Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended while a new Job Mix Design proposal is submitted for approval.

401-2.05  Anti-Strip Additives.  Anti-strip agents used shall be an approved type in the proportions determined by ATM T-14 and included in the approved Job Mix Design.

401-2.06  Quality Control and Acceptance.

1.	Process Control by Contractor.  It is understood that the Contractor is responsible for furnishing the sampling and testing of materials for process quality control, including screening, crushing, blending, and stockpiling of the aggregate, production and laydown of the mixture, and monitoring of compaction.

At the site, the Contractor shall furnish a field laboratory for process control testing.  The contractor-furnished laboratory shall be shared with the Department for concurrent testing.

A Crushing Control Plan shall be submitted at least 15 working days prior to the preconstruction conference.  The plan shall include a proposed testing frequency for aggregate gradation.  Abbreviated testing for process control of gradation shall be in accordance with Alaska Standard Practice SP-9.  Such sampling and testing will be coordinated with the Department and split samples are to be provided to the Department.

A Paving and Plant Control Plan shall be submitted at a pre-paving meeting to be held a minimum of 5 working days prior to initiating paving operations.  The Paving and Plant Control Plan shall outline the steps taken to assure product consistency and to minimize segregation and premature cooling of mixtures.  This plan shall include a proposed testing frequency for gradation, asphalt content, and compaction.  It shall also include a plan for the handling of or elimination of the wings on the paver hopper to prevent dumping and placement of cooled mix onto the roadway.

2.	Acceptance Testing by Department.  The Department will perform sampling and testing for acceptance of the work in accordance with the Department's testing frequency guide and standard acceptance test methods specified below.  Such testing may be done concurrently with the Contractor's process control testing.  Acceptance test results will be available to the Contractor as soon as possible upon their completion.

Sampling for the determination of aggregate gradation will be from the aggregate cold feed, individual hot bins, or from the combined aggregate just prior to the introduction of the asphalt cement.  All aggregate samples will be split and the second half made available to the Contractor.

Acceptance testing for asphalt cement content will be determined by ATM T-16, ATM T-23 or AASHTO T 164.  Sampling for the determination of asphalt cement content will be from the mixture at the time of placement.

Samples taken for determination of density compliance shall be taken from the finished mat after final rolling.  Acceptance testing for field density will be determined in accordance with ATM T-22.

3.	Unacceptable Work or Material.  Any mixture which is contaminated, segregated, or which does not otherwise conform to the specifications will be rejected and replaced at no additional cost to the Department with conforming material in accordance with Subsection 105-1.11, Removal of Unacceptable and Unauthorized Work.  All costs associated with removal and replacement of unacceptable mixture shall be borne by the Contractor.  At the discretion of the Engineer, unacceptable pavement may be overlaid with acceptable pavement at no additional cost to the Department.

CONSTRUCTION REQUIREMENTS

401-3.01  Weather Limitations.  The mixture shall not be placed on a wet surface, or on an unstable roadbed, when the base material is frozen, or when weather conditions prevent the proper handling, compacting, or finishing of the mixture.  No mixture shall be placed when the surface upon which the pavement is to be placed is at or below 35 degrees Fahrenheit.

401-3.02  Bituminous Mixing Plants.  Mixing plants shall conform to AASHTO M 156.

Proportioning (batch) scales shall not be used for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

401-3.03  Hauling Equipment.  Trucks used for hauling mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime solution or other manufactured asphalt release agent included in the Department's Approved Products List.  Diesel or fuel oil shall not be used.  Each truck shall have a cover of canvas or other suitable material of such size as to protect the mixture from the weather, when required, so that the mixture will be delivered on the road at the proper temperature.

401-3.04  Asphalt Pavers.  Asphalt pavers shall be self-propelled units, provided with a heated vibratory screed and equipped with a paver control system which shall automatically control the laying of the mixture to specified transverse slope and specified longitudinal grade.  The paver control system shall be automatically actuated by the use of a mobile string line, ski, or other approved grade follower.  The length of the ski, mobile string line or other device shall be at least 30 feet in length.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation.  The hopper shall be equipped with a distribution system to place the mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Auger extensions shall be within 1.5 feet of the gates.

Extendible wings may be permitted for tapers, guardrail widening and approaches.

The use of a pickup machine to transfer the mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collection of the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any other detrimental effects are observed.

401-3.05  Rollers.  Rollers shall be of the steel wheel and pneumatic tire type, self-propelled, in good condition, capable of reversing without backlash, and operated at speeds slow enough to avoid displacement of the mixture.  The number and weight of the rollers shall be sufficient to compact the mixture to the required density and surface smoothness while it is still in a workable condition, and be capable of maintaining the pace of the paving operation.  Specific roller requirements for construction of density "control strips" are further described in Subsection 401-3.12, Compaction.  The use of equipment which results in crushing of the aggregate will not be permitted.

401-3.06  Preparation of Existing Surface.  When the surface of the existing pavement or old base is irregular, it shall be brought to uniform grade and cross section, as directed.

If determined necessary, the existing surface shall be cleaned of loose material by means of sweeping with a power broom, supplemented by hand sweeping as required.

Contact surfaces of curbing, gutters, manholes, and other structures shall be coated with a thin, uniform coating of prime or tack coat material prior to the asphalt concrete mixture being placed against them.

Surfaces which have received a prime or tack coat shall be allowed to cure, as directed, prior to placement of asphalt concrete mixture.  Surfaces which have received an emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixtures.

401-3.07  Preparation of Asphalt Cement.  A continuous supply of asphalt cement shall be supplied to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing temperature.

401-3.08  Preparation of Aggregates.  The aggregate for the mixture shall be heated and dried to a temperature compatible with the mix requirements herein specified.  Flames used for drying and heating shall be properly adjusted to avoid damage to the aggregate and to avoid soot or unburned fuel on the aggregate.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5 percent (by total weight of mix), as determined by ATM T-25.

401-3.09  Mixing.  The aggregate and asphalt cement shall be combined in the mixer in the amounts required to meet the Job Mix Design.  Anti-stripping additive shall be furnished as required.

The materials shall be mixed until a complete and uniform coating of the particles and a thorough distribution of the asphalt cement throughout the aggregate is obtained.  For batch plants, dry aggregate shall be in motion prior to the addition of asphalt cement.  Wet mixing time shall be determined for each plant and for each type of aggregate used.  The minimum percent of coated particles used to establish the mixing time interval shall be 98 percent using AASHTO T 195.

The temperature of the mixture at the time of mixing shall be as determined by the Job Mix Design.

401-3.10  Temporary Storage of Asphalt Mixture.  Temporary storing or holding of hot mixture in silo type storage bins will be permitted.

All the mixture drawn from the silo type storage bins shall conform to all of the requirements for asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

401-3.11  Spreading and Finishing.  The mixture shall be laid only upon stable surfaces approved by the Engineer, spread and struck off and compacted to the required thickness.  Asphalt pavers shall be used to distribute the mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 401-3.13, Joints.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impractical, the mixture shall be spread, raked and luted by hand tools.  For such areas the mixture shall be placed to the required compacted thickness.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor's control, in order to prevent lane edge drop-off.  When the pavement edge drop-off exceeds 2 inches, shoulder material shall be placed against the pavement edge.

When multiple lifts are specified in the contract, the final lift shall not be placed until all lower lifts throughout that segment, as defined by the Paving Plan, have been placed and accepted.

Paving shall not begin until all adjacent concrete curb has been poured and cured for 72 hours or until satisfactory concrete strength is achieved.

Asphalt to be placed over bridge membranes shall not be placed until the membrane has cured to the proper state to prevent damage by the overlaying operation.  Vehicles, except the spreader and trucks used for hauling the asphalt overlay mix, shall not be operated on the membrane.  Paving machines used over the membrane waterproofing shall be rubber tired or rubber tracked.   The Contractor shall adhere to the manufacturer's published minimum and maximum temperature limitations for asphalt overlay material.  Steel-wheeled rollers only shall be used to compact the asphalt paving on the bridge decks.  The use of vibratory rollers, with vibrator on, will not be permitted.

401-3.12  Compaction.

General.  Immediately after the mixture has been spread, struck off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.  Rolling shall commence as soon as the rolling does not cause undue displacement, cracking or shoving.  Any displacement occurring as a result of the reversing of the direction of a roller, or from other causes, shall be corrected promptly by the use of rakes and addition of fresh mixture when required.  Care shall be exercised in rolling not to displace the line and grade of the mixture.  Rollers shall move at a slow but uniform speed with the drive roll or wheels nearest the paver.

Unless otherwise directed, rolling shall begin at the sides and proceed parallel with the road centerline, each overlapping one-half the roller width, gradually progressing to the crown of the road.  When paving in echelon or abutting a previously placed lane, the longitudinal joint shall be rolled first to provide pinching the material in place.  On super-elevated curves the rolling shall begin at the low side and progress to the high side by overlapping of trips parallel with the centerline.

Along forms, curbs, headers, walls, and other places not accessible to the rollers, the mixture shall be thoroughly compacted with hot hand tampers or with mechanical tampers.  On depressed areas, a trench roller may be used or cleated compression strips may be used under the roller to transmit compression to the depressed area.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

Control by Acceptance Strip.

1.	Control Strips.  A control strip shall be constructed at the start of each course after the plant and equipment are providing a consistent mix, and repeated as ordered whenever:

a.	there is a change in the mix composition,

b.	there is a change in ambient temperature of 30 degrees F or greater, or,

c.	routine tests indicate changes from results found in previous qualifying control strips.

Each control strip shall be constructed with the approved Job Mix Design.  The control strip shall remain in place as a section of the completed work, provided it complies with requirements for gradations, asphalt cement content, adequacy of mixing and line and grade.  It shall be removed and replaced at the Contractor's expense or accepted to remain in place in accordance with Section 105-1.03, Conformity with Plans and Specifications, and a new control strip constructed if it does not meet specification requirements.  Paving operations may not proceed beyond the control strip until the mixture conformance to specifications has been confirmed and production paving is authorized.

Each control strip shall be one lane in width, 300 feet in length and shall be of the depth specified for the pavement course concerned.

Initial or breakdown compaction of a layer of the mixture shall be performed with a 2-axle tandem or a 3-wheel roller weighing at least 12 tons except that approved vibratory compacting equipment may be used for the initial or breakdown compaction if it is operated according to the procedures designated in the approval.

A pass shall be one movement of a roller in either direction.  A coverage shall be as many passes as are necessary to cover the entire width being paved.  Each coverage shall be completed before subsequent coverages are started.

The initial or breakdown compaction shall be followed immediately by intermediate rolling with a pneumatic-tired roller which exerts a tire pressure of at least 80 psi over the tire contact area.  Coverages with a pneumatic-tired roller shall start when the temperature of the mixture is high as practicable and shall be completed while the temperature of the mixture is at or above 160 degrees F.  Intermediate rolling shall be performed with a 2-axle tandem roller when breakdown rolling is performed with a pneumatic roller.

Each layer of mixture shall be additionally compacted, without delay, by a final rolling consisting of not less than one coverage with a steel-tired roller weighing not less than 8 tons.  Compaction of the control strip shall commence as soon as possible after placement of the mixture and be continuous and uniform over the entire control strip.

The following rolling and density testing procedures shall be used on the control strip:

a.	Breakdown rolling.  Thirty-second nuclear density counts shall be taken at three randomly selected locations after each roller coverage at each test site.  Rolling shall continue until there is less than one pound increase in average density per roller coverage.

b.	Intermediate rolling.  Rolling shall continue until at least three complete coverages have been made and there is less than one pound increase in average density per roller coverage.

c.	Finish rolling.  Thirty-second nuclear density counts shall be taken at five randomly selected locations after each roller coverage at each test site.  The average density obtained after the first coverage shall be taken as a new beginning point.  Final rolling shall continue until all roller marks are removed and there is less than one pound increase in average density per roller coverage.

d.	Density standard.  One-minute density counts shall be taken at 10 randomly selected locations to determine the average density of the control strip.  This is the density standard for the project until a new control strip is constructed.  To confirm the adequacy of the compaction of the control strip, seven 8-inch minimum diameter core samples will be taken at randomly selected locations.  The average density of these cores shall be at least 95 percent of the maximum specific gravity (as determined by AASHTO T 209) multiplied by 62.4.

2.	Acceptance Strips.  Acceptance density testing will be accomplished while the pavement is hot enough to permit further densification if such is shown to be necessary.

The pavement courses shall be divided into acceptance strips consisting of not more than 500 tons for the purpose of defining areas represented by each series of density acceptance tests.

The types of rollers used and their relative positions in acceptance strip compaction shall be the Contractor's option, provided that at least 2 coverages of a pneumatic-tired roller having an 80 psi minimum contact pressure are applied.

The density of each acceptance strip will be evaluated based on the results of three tests with a portable nuclear test device performed at randomly selected sites within the acceptance section.  Each test will consist of the average of two one-minute readings with the gauge rotated 90 degrees between readings.  The average density obtained for the three test in each acceptance strip shall be at least 98 percent of the mean density obtained in the approved control strip.  In addition, each individual test value obtained within an acceptance strip shall be at least 95 percent of the mean density of the strip.

If either the average density of the acceptance strip or an individual test value does not meet the density requirements, the Contractor shall continue compactive effort until the required density is obtained.

After the required density has been attained in the acceptance strips, further finish rolling may be necessary to remove roller marks or other surface irregularities and to meet the required surface tolerances.

401-3.13  Joints.  Joints shall be made in such manner as to ensure a continuous bond between old and new sections of the course.  All joints shall present the same texture and smoothness as other sections of the course.

A thin tack coat of asphalt cement or emulsion shall be sprayed on all cold joints and allowed to break prior to placing fresh mixture against the joint.

Transverse joints shall be formed by cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.

The longitudinal joints in one layer shall offset those in the layer immediately below by approximately six inches.  However, the joints in the top layer shall be at centerline or lane lines.  Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset not more than one foot.

Pavement that are 1.5 inches or thicker shall be constructed with a modified wedge joint the entire length of the face of the exposed longitudinal joint between adjacent travel lanes.  The taper shall have a maximum horizontal to vertical slope of 3:1 at the bottom and shall be vertical at the top for a height equal to the largest aggregate size.

Improperly formed joints resulting in surface irregularities shall be removed, full depth, replaced with new material, and thoroughly compacted.  Attempting to roll out an improper joint after the material has cooled below 160 degrees Fahrenheit shall not be allowed.  All pavement removal shall be precut to a neat line using a power driven saw.

401-3.14  Surface Tolerance.  The surface will be tested after final rolling at selected locations using a 10 foot straightedge.  The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.

401-3.15  Patching Defective Areas.  Skin patching will not be permitted.  Defective materials shall be removed for the full thickness of the course.  The pavement shall be cut so that the sides are perpendicular and parallel to the direction of traffic and so that the edges are vertical.  Edges shall be tack coated with asphalt cement or emulsion.  Fresh mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements.  The mixture shall be compacted to the density specified herein.

401-4.01  Method of Measurement.  Asphalt concrete pavement and asphalt cement will be measured by the ton or by the square yard in accordance with Section 109.  The tonnage used shall be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement and anti-stripping additive in the mixture.

The method of measurement to be used for Asphalt Cement will be limited to one of the following procedures.  The Engineer shall approve in writing the procedure to be used.  The method used initially must be the one used for the duration of the project.

1.	Supplier's invoices minus waste, diversion and left-over.  This method may be used on projects where deliveries are made in tankers and the plant is producing material for one project only.  Tank stickings will be used to compute left-over.  Waste and diversion will be computed in a manner to be determined by the Engineer.

2.	The weight of asphalt cement shall be calculated using the percent of asphalt cement multiplied by the total tonnage represented.  Percent of asphalt cement shall be determined by ATM T-23.

The Engineer may direct at any time that tankers shall be weighed before and after unloading in the presence of the Engineer.  If the weight determined at the project varies more than one percent from the invoice amount, payment will be based on the weight determined at the project.

401-5.01  Basis of Payment.  The accepted quantity will be paid for at the contract unit price for the pay item listed below, complete in place.

Anti-stripping additives will be paid on a contingent sum basis at a rate of $3.75 per 0.25 percent additive per ton of asphalt cement.

Special Provisions

A change order/directive is not required for anti-stripping additive.  The approved mix design will initiate Item 401(4), Anti-Stripping Additive at the prescribed rate.  (5/3/93)R169

Standard Modifications

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1)	Asphalt Concrete Pavement, Type __	Ton

401(2)	___ Asphalt Cement	Ton

401(4)	Anti-Stripping Additive	Contingent

Sum

401(6)	Temporary Pavement	Ton

When more than one type of Asphalt Concrete Pavement or Asphalt Cement appears on the plans and bid schedule, letter suffixes will be included within the parentheses of the pay item numbers in order to differentiate between different types.

(7/16/93)M61

Separate payment will not be made for asphalt cement or anti-stripping additive for Item 401(6), Temporary Pavement.  Removal of temporary pavement will be paid under Item 202(2) Removal of Pavement.

SECTION 402

TACK COAT

Special Provisions

402-2.01  Asphalt Material.  Delete "CSS-1" and substitute "STE-1".

402-3.04  Dilution of Asphalt Material.  Delete this Subsection in its entirety.

402-3.05  Application of Asphalt Material.  Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.02 to 0.10 gallons".

402-5.01  Basis of Payment.  Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

402(3)	STE-1 Asphalt for Tack Coat	Ton

(2/26/93)R33

Add the following Section:

SECTION 407

STONE MASTIC ASPHALT CONCRETE PAVEMENT

Special Provisions

407-1.01  Description.  This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the Stone Mastic Asphalt (SMA) concrete mixture on a previously prepared surface, all as specified in the Contract and in conformance with the lines, grades and thicknesses shown on the Plans.

407-2.01  Composition of Stone Mastic Asphalt Concrete Mixtures - Job Mix Design.  Asphalt concrete mixtures shall be composed of aggregate, asphalt cement, and required additives combined within the limits for the type and class specified in the Contract.

The Contractor shall provide a Stone Mastic Asphalt concrete mixture that meets the Stone Mastic Asphalt concrete mix design requirements of Table 407-1.  The Engineer will evaluate the Trial Job Mix Design to determine conformance with Table 407-1, when tested in  accordance with ATM T-17.

At least 15 calendar days prior to the production of Stone Mastic Asphalt concrete pavement mix, the Contractor shall submit the following to the Engineer:

1.	Notification that aggregate proposed for the Stone Mastic Asphalt concrete mixture is available for sampling.

2.	A letter stating the proposed gradation for the Trial Job Mix Design, gradations for individual stockpiles, and blend ratio for each aggregate stockpile.

3.	A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in  Section 702, manufacturer's certificate of compliance with Section 702, and a temperature viscosity curve for the asphalt cement.

4.	A 1/2 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

5.	The Contractor shall accompany the Engineer during sampling, and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.

6.	A minimum of a five pound sample of the stabilizing additive (cellulose or polyolefin) proposed for use in the mixture, including name of product, manufacture, test results as required in Section 407-2.05 and manufactures certificate of compliance with Section 407-2.05.

The Engineer will evaluate the gradation for the Trial Job Mix Design and suitability of the materials submitted.  If the Stone Mastic Asphalt concrete mixture conforms to the Stone Mastic Asphalt concrete mix design requirements specified in Table 407-1, when tested in accordance with ATM T-17, the Engineer will approve the Trial Job Mix Design and specify a target value for the asphalt cement content, mixing temperature and additives.

If the Trial Job Mix Design does not conform to the Stone Mastic Asphalt concrete mix design requirements specified in Table 407-1, when tested by the Engineer, the Contractor shall submit in writing to the Engineer another proposed gradation for a second Trial Job Mix Design.  Samples of aggregate and additional asphalt cement shall be obtained in the same manner as for the original Trial Job Mix Design.  The Engineer shall evaluate and test the second Trial Job Mix Design and either approve or disapprove the design based on the Contract requirements.  The above procedure shall be repeated until the Trial Job Mix Design is approved.  Trial Job Mix Design test results will be available within 15 calendar days of each submittal.

If the Contractor proposes a change in source of aggregate material, stabilizing additive, source of asphalt cement or a change in the gradation target values after production has started, the Contractor shall submit in writing the proposed gradation target values to the Engineer and request a new Trial Job Mix Design be evaluated for approval.  The Contractor shall accompany the Engineer during sampling and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.  Approval of the new Trial Job Mix Design and/or aggregate material will require testing and evaluation.  Trial Job Mix Design test results will be available within 15 calendar days of submittal.  If the Stone Mastic Asphalt concrete mixture conforms to the Stone Mastic Asphalt concrete mix design requirements specified in Table 407-1, when tested in accordance with ATM T-17, the Engineer will develop a new target value for the asphalt cement content, mixing temperature and additives.  The new target values for gradation and asphalt cement content will only be in effect on asphalt concrete mixture produced after the Contractor submittal of the new gradation target values for the Trial Job Mix Design.

The location and type of the mixing plant shall be included with the Trial Job Mix Design data.  Stone Mastic Asphalt concrete mixtures produced from different plants shall not be mixed.

Table 407-1

Stone Mastic Asphaltic Concrete Mix Design Requirements Design Parameters Requirement Stability, lbs., min. 1,000 Flow, 0.01 inch (0.25 mm) 8-16 Voids in total mix, percent 2-4 Compaction, number of blows each side of test specimen 50 Dust-asphalt ratio* 0.6-1.4 Voids in the mineral aggregate (VMA) 15.0 * Dust-asphalt ratio is defined as the percent of material passing the U.S. No. 200 sieve divided by the percent of asphalt (calculated by weight of mix).

407-2.02  Aggregates.  Aggregate gradation shall be of the type specified in the Contract and shall conform to the requirements of Table 703-8 in Subsection 703-2.12.

407-2.03  Asphalt Materials.  The grade of asphalt cement will be specified in the Contract.  The asphalt cement shall conform to the applicable requirements of Section 702.  Asphalt cement may be conditionally accepted at the source.  If the material is to be conditionally accepted at the source, the Contractor shall provide a manufacture's certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the material is shipped.

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the asphalt supplied for the Trial Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended while a new Trial Job Mix Design proposal is submitted for approval.

407-2.04  Anti-Strip Additives.  Anti-strip agents shall be used in the proportions determined by ATM T-14 and shall be included in the approved Trial Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.

407-2.05  Stabilizing Additives.  Cellulose or polyolefin stabilizing additive shall be used.  The dosage rate for the cellulose is 0.3 percent by weight of the total mix.  The dosage rate for the polyolefin is 0.4 percent by weight of the total mix.  The allowable tolerance per ton shall not exceed ± 10 percent of the required weight of the stabilizing additive.

The cellulose stabilizing additive shall conform to the properties shown in Table 407-2, the polyolefin stabilizing additive shall conform to the properties shown in Table 407-3.

TABLE 407-2

CELLULOSE STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Sieve Analysis: Method A - Alpine Sieve Analysis(1): Fiber Length Percent passing No. 100 sieve Method B - Mesh Screen Analysis(2): Fiber Length Percent passing No. 20 sieve Percent passing No. 40 sieve Percent passing No. 140 sieve | 0.25"(max) 60-80 0.035"-0.06"(avg) 78-95 53-83 28-73 |
| Ash Content(3) | 20% non-volatiles (max) |
| pH(4) | 7.5 +/-1.0 |
| Oil Absorption(5) | 6.0 +/-1.0 times fiber weight |
| Moisture Content(6) | < 5% |
| Bulk Density(7) | 1.25 - 2.50 lbs/ft3 |

(1)	Method A - Alpine Sieve Analysis.  This test is performed using an Alpine Air Jet Sieve (Type 200 LS).  A representative five gram sample of fiber is sieved for 14 minutes at a controlled vacuum of 22 inches (+/- 3) of water.  The portion remaining on the screen is weighed.

(2)	Method B - Mesh Screen Analysis.  This test is performed using standard No. 20, 40, 60, 80, 100, and 140 sieves, nylon brushes and a shaker.  A representative 10 gram sample of fiber is sieved, using a shaker and two nylon brushes on each screen.  The amount retained on each sieve is weighed and the percentage passing calculated.

(3)	Ash Content.  A representative 2-3 gram sample of fiber is placed in a tared crucible and heated between 1100 and 1200 F for not less than two hours.  The crucible and ash are cooled in a desiccator and reweighed.

(4)	Ph Test.  Five grams of fiber is added to 100 ml of distilled water, stirred and let sit for 30 minutes.  The Ph is determined with a probe calibrated with Ph 7.0 buffer.

(5)	Oil Absorption Test.  Five grams of fiber is accurately weighed and suspended in an excess of mineral spirits for not less than five minutes to ensure total saturation.  It is then placed in a screen mesh strainer (approximately 0.5 square millimeter hole size) and shaken on a wrist action shaker for ten minutes (approximately 1 - 1/4 inch motion at 240 shakes/minute).  The shaken mass is then transferred without touching, to a tared container and weighed.  Results are reported as the amount (number of times its own weight) the fibers are able to absorb.

(6)	Moisture Content.  Ten grams of fiber is weighed and placed in a 250 F forced air oven for two hours.  The sample is then reweighed immediately upon removal from the oven.

(7)	Bulk Density.  Fluff fiber with air or Hobart Mixer, weigh out 25 grams of fiber, place in 100 ml cylinder, tap cylinder and measure volume.

TABLE 407-3

POLYOLEFIN STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Chemical Property | Ethylene, Propylene, Butane 1, Terpolymer, double bond free with no other functional group. |
| Specific Gravity | 0.86 |
| Size | Approx. 1/8" diameter by 1/8" length |
| Softening Point | 200 F |

407-2.06  Process Quality Control.  It is expressly understood that the Contractor is solely responsible for the sampling and testing of material for process control of the asphalt concrete mixture including screening, crushing, blending, stockpiling of the aggregate, production of the asphalt concrete mixture and monitoring compaction of the asphalt concrete mixture.

CONSTRUCTION REQUIREMENTS

407-3.01  Weather Limitations.  The Stone Mastic Asphalt concrete mixture shall not be placed on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture.  No Stone Mastic Asphalt concrete mixture shall be placed unless the surface temperature is 50 degrees F or warmer.

407-3.02  Equipment.  All equipment shall be in good working order and free of asphalt concrete mix buildup.  All equipment shall be available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

407-3.03  Bituminous Mixing Plants.  Mixing plants shall conform to AASHTO M 156.

Proportioning (batch) scales shall not be used for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

407-3.04  Hauling Equipment.  Trucks used for hauling asphalt mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department's Approved Products List.  Diesel fuel or fuel oil shall not be used as an asphalt release agent.

Each truck shall have a watertight canvas cover of such size as to extend at least one foot over the sides and end of the truck bed and be adequately secured to protect the asphalt concrete mixture.  The use of the canvas cover shall be at the Engineer's direction.

407-3.05  Asphalt Pavers.   Asphalt pavers shall be self-propelled units provided with a heated vibratory screed. Grade and cross slope shall be controlled through the use of automatic grade and slope control devices.  The paver screed control system shall be automatically actuated by the use of an erected string line or a mobile stringline (ski) at least 30 feet in length on the high side of the paver.  Grade control shall be used on either  a) both the high and low sides or b) grade control on the high side and slope control on the low side.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation.  The hopper shall be equipped with a distribution system to place the Stone Mastic Asphalt concrete mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the Stone Mastic Asphalt concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Auger extensions shall be within 1.5 feet of the screed extension on both sides.

The use of a pickup machine to transfer the asphalt concrete mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collection of the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any detrimental effects are observed.

407-3.06  Rollers.  The Contractor shall supply a minimum of three rollers weighing a minimum of 12 tons each to compact the mixture to the required density while maintaining the pace of the paving operations.  Rollers shall be of the static steel wheel or vibratory steel wheel type.  The roller drums shall be a minimum of 7 feet wide.  The rollers shall be self propelled and capable of reversing without backlash.  They shall be specifically designed to compact hot asphalt concrete mixtures.  The use of equipment which results in crushing of the aggregate or pick up of the stone mastic asphalt concrete mixture will not be permitted.

407-3.07  Preparation of Existing Surface.  Existing surfaces shall be prepared in conformance with the Plans and Specifications.  Existing paved surfaces shall be cleaned of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

After planing of a section of the roadway has been completed, that section shall be inspected by the Engineer for areas of distress or failure.  Areas requiring repair shall have the remaining pavement removed, and the distressed area shall be excavated to the depth and limits directed by the Engineer.  The excavated area shall be backfilled, as directed by the Engineer, with crushed aggregate base course material in conformance with the requirements of Section 301 or with Stone Mastic Asphalt Concrete.

Contact surfaces of curbing, gutters, manholes, and other structures shall be coated with a thin, uniform coating of tack coat material in conformance with Section 402 prior to the Stone Mastic Asphalt concrete mixture being placed.

Surfaces which have received a prime coat shall be allowed to cure.  Surfaces which have received an emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixture.

407-3.08  Preparation of Asphalt.  A continuous supply of the asphalt cement shall be supplied to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing temperature.

407-3.09  Preparation of Aggregates.  The aggregate for the Stone Mastic Asphalt concrete mixture shall be heated and dried to a temperature compatible with the mix requirements specified.  Flames used for drying and heating shall be properly adjusted to avoid damage to the aggregate and to avoid the presence of unburned fuel on the aggregate.  Any asphalt concrete mixture in which soot or fuel is present shall be wasted and no payment made.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5% (by total weight of mix), as determined by ATM T-25.  Adequate dry storage shall be provided for the mineral filler and the stabilizing additive.

407-3.10  Mixing.  The aggregate, asphalt cement, additives, and stabilizing additives shall be combined uniformly in the amounts required by the Job Mix Design.  The materials shall be mixed such that a complete and uniform coating of the aggregate is obtained.

1.	For batch plants.  Stabilizing additive shall be added through a separate inlet directly into the weigh hopper above the pugmill.  The addition of the stabilizing additive shall be timed to occur during the hot aggregate charging of the hopper.  Adequate dry mixing time is required to ensure proper blending of the aggregate and fiber stabilizer.

2.	For drum mix plants.  Cellulose stabilizing additive shall be added through the mixing head with the asphalt cement.  The polyolefin stabilizing additive shall be added directly into the drum mixer through the RAP inlet.  Polyolefin stabilizing additive shall not be used in a drum mix plant without a RAP inlet.  Operation of the drum mixer will be such to ensure complete blending of the stabilizing additive into the mix.

The dry mixing and wet mixing times for the Stone Mastic Asphalt with the cellulose stabilizing additive shall be a minimum of 15 seconds and 40 seconds, respectively.  The dry mixing and wet mixing times for the Stone Mastic Asphalt with polyolefin shall be a minimum of 4 seconds and 30 seconds, respectively.  For batch plants, dry aggregate shall be placed in motion immediately prior to the addition of asphalt cement.  Wet mixing time shall be adequate to obtain 98% coated particles when tested in accordance with AASHTO T 195.

The temperature of the asphalt concrete mixture at the time of the mixing shall be as determined by the Job Mix Design.

Provisions shall be made for proportioning the mineral filler into the mixture uniformly and in the desired quantities.  Special attention shall be directed to providing appropriate equipment for accurately proportioning the relative large amounts of mineral filler required for an SMA mixture.

407-3.11  Temporary Storage of Asphalt Concrete Mixture. Temporary storing or holding of Stone Mastic Asphalt concrete mixture in silo type storage bins will be permitted.

All of the Stone Mastic Asphalt concrete mixture drawn from the silo type storage bins shall conform to all of the requirements for Stone Mastic Asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Rejected Stone Mastic Asphalt concrete mixture shall be disposed of by the Contractor at no cost to the State.

407-3.12  Spreading and Placing.  The Contractor shall submit a Paving Plan for the Engineer's review a minimum of five working days prior to initiating the paving operation.  The Plan shall consist of but not be limited to the following:

1.	Paving Schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, weight, and operating speed of rollers.

e.	Location of longitudinal joints and method of constructing transverse joints.

f.	Construction Plan for paving intersections and driveways.

The Stone Mastic Asphalt concrete mixture shall be laid upon a surface approved by the Engineer, spread and struck off and compacted to the required compacted thickness.  It shall be spread and compacted in one layer if the total thickness is 3 inches or less.  Asphalt pavers shall be used to distribute the Stone Mastic Asphalt concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of Subsection 407-3.14.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable, the Stone Mastic Asphalt concrete mixture shall be spread, raked and luted by hand tools.  For such areas the Stone Mastic Asphalt concrete mixture shall be placed to the required compacted thickness.

Any Stone Mastic Asphalt concrete mixture which is contaminated or segregated will be rejected.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor's control, in order to prevent lane edge dropoff.  When the pavement edge dropoff exceeds 2 inches, shoulder material shall be placed against the pavement edge.

When multiple lifts are specified in the Contract, the final lift shall not be placed until all lower lifts throughout that section, as defined by the Paving Plan, has been placed and accepted.  Paving shall not begin until all adjacent curb has been poured and cured for 72 hours or until satisfactory strength is achieved.

407-3.13  Compaction.  Immediately after the asphalt concrete mixture has been spread, struck-off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.

Due to the nature of Stone Mastic Asphalt mixtures the surface shall be rolled immediately.  Rolling shall be accomplished with a minimum of three steel wheel rollers of a minimum weight of 12 tons each.  Rolling procedures should be adjusted to provide the specified pavement density.  Rollers shall move at a uniform speed not to exceed 3 mph with the drive roll nearest the paver.  Rolling shall be continued until all roller marks are eliminated and the minimum density has been obtained.

To prevent adhesion of the mixture to the rollers, it shall be necessary to keep the wheels properly moistened with water mixed with detergent or other approved material.  Rollers showing evidence of excessive pick-up will be replaced.

Once sufficient in-place density has been achieved, rolling operations shall cease. If migration of Stone Mastic Asphalt cement and filler to the compacted pavement surface has occurred, the Contractor shall remove the defective area and replace it with fresh material, at his expense.

The Lower Specification Limit for density will be 93% of the maximum specific gravity (MSG) as determined in accordance with AASHTO T 209 for the first sample from each lot of Stone Mastic Asphalt concrete  mixture as defined in Section 407-4.02.  Acceptance testing for field density will be determined in accordance with ATM T-18.  (Acceptance testing for field density of leveling course will not be done.)

Areas not accessible to the rollers shall be graded with rakes and lutes and compacted with mechanical tampers.  For depressed areas a trench roller may be used to achieve the required compaction.

Any Stone Mastic Asphalt concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective shall be removed and replaced with fresh hot Stone Mastic Asphalt concrete mixture, which shall be compacted to conform with the surrounding area.  Any area showing an excess or deficiency of asphalt cement shall be removed and replaced.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

407-3.14  Joints.  Joints shall be constructed to ensure a continuous bond between old and new sections of the course.  All joints shall present the same texture and smoothness as other sections of the course.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Improperly formed joints resulting in surface irregularities shall be removed full depth, replaced with new material, and thoroughly compacted.  Rolling of joints after the material has cooled below 160 degrees Fahrenheit shall not be allowed.  All pavement removal shall be precut to a neat line with a power driven saw.

A thin tack coat of asphalt cement or asphalt emulsion shall be applied on all cold joints and allowed to break prior to placing any fresh asphalt concrete mixture against the joint.  This work shall be completed by the Contractor just prior to paving.

Transverse joints shall be formed by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.

The longitudinal joints in one layer shall offset those in the layer immediately below by at least six inches.  The joints shall be at lane lines. Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset not more than 6 inches from the edge of the stripe.

407-3.15  Surface Tolerance.  The surface will be tested after final rolling at selected locations using a 10-foot straightedge.  The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.  The Stone Mastic Asphalt concrete mixture in all defective areas shall be removed and replaced.  All costs associated with removal and replacement of Stone Mastic Asphalt concrete mixture in the defective areas shall be borne by the Contractor.

407-3.16  Patching Defective Areas.  Any Stone Mastic Asphalt concrete mixture that becomes contaminated with foreign material or is in any way defective as determined by the Engineer shall be removed.  Skin patching will not be permitted.  Defective materials shall be removed for the full thickness of the course.  The pavement shall be cut so that the sides are perpendicular or parallel to the direction of traffic and so that the edges are vertical.  Edges shall be coated with a thin tack coat of material in accordance with Section 402.  Fresh Stone Mastic Asphalt concrete mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements.  The Stone Mastic Asphalt concrete mixture shall be compacted to the density specified.  No payment shall be made for material replacing defective material.  All costs associated with the patching of defective areas shall be borne by the Contractor.

407-3.17  Demonstration.  At least 7 calendar days prior to proceeding with the Stone Mastic Asphalt concrete work, the Contractor shall place a minimum of 100 tons of Stone Mastic Asphalt concrete in a test strip at a location approved by the Engineer.  Material placed in the test strip that meets the specifications will be measured and paid for at the Contract prices.  No payment will be made for material that does not meet these specifications.  If the test strip is placed within the project limits and does not meet the specifications, it shall be removed at the Contractor's expense.

Ingra Street between East 1st Avenue and East 3rd Avenue is currently a gravel street that is to be surfaced with RAP as part of this Contract.  If the Contractor elects to place the 100-ton SMA demonstration on a portion of Ingra, it will be placed on top of the RAP.  If the SMA placed on Ingra Street does not meet these specifications, it will not be removed.  If the Contractor elects to place SMA on Ingra Street, the limits of paving shall be approved by the Engineer 48 hours in advance of paving.

Stone Mastic Asphalt paving shall proceed only after completion of a test strip meeting the specifications for acceptance.

407-4.01  Method of Measurement.  The Stone Mastic Asphalt concrete mixture will be measured by the ton in accordance with Section 109.  The tonnage used shall be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement material, anti-stripping agent or any other additive used in the mixture.

The method of measurement to be used for asphalt cement will be based on the weight of asphalt cement calculated using the percent of asphalt cement for each sublot as determined by ATM T-23.  These tests shall be the basis for acceptance of the lot.  If the Stone Mastic Asphalt with polyolefin is used, the percent of asphalt cement for each sublot shall be reduced by 0.4 percent, regardless of the actual percent of polyolefin.

The Engineer may direct at any time that tankers shall be weighed before and after unloading in the presence of the Engineer.  If the weight determined at the project varies more than one percent from the invoice amount, payment will be based on the weight determined at the project.

No payment will be made for any asphalt cement in excess of 0.4 percent above the optimum asphalt content specified in the mix design.

Any leftover, waste and diversion will be computed in a manner to be determined by the Engineer.

407-4.02  Acceptance Sampling and Testing.  The quantity of each type of Stone Mastic Asphalt concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project.  Acceptance sampling and testing shall be performed by the Engineer.  The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 5,000 tons of Stone Mastic Asphalt concrete mixture.  If the Contract quantity is between 5,000 tons and 8,000 tons, the Contract quantity will be considered one lot.  The lot will be divided into sublots of 500 tons, each randomly sampled and tested for asphalt cement content, density and gradation in accordance with this Subsection.

If the Contract quantity is between 2,500 tons and 4,999 tons, the Contract quantity will be considered one lot.  The lot will be divided into ten equal sublots.  Each sublot shall be randomly sampled and tested for asphalt cement content, density and gradation in accordance with this Subsection.

If the Contract quantity is between 1,000 tons and 2,499 tons, the Contract quantity will be considered one lot.  The lot will be divided into 5 equal sublots and randomly sampled for asphalt cement content, density and gradation in accordance with this Subsection.  The Engineer shall select one sample for every 1,000 tons of mix, or majority portion thereof, for testing.  If the test result(s) conform to the Specification Limits, the lot will be accepted.  If any of the test results fail to conform to Specification Limits, the remaining samples will be tested and the lot evaluated for Price Adjustment in accordance with Subsection 407-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt cement content and density.

If the Contract quantity is less than 1,000 tons, asphalt concrete pavement shall be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the asphalt concrete pavement to the specified depth and finished surface requirements and tolerances.  Any area of finished surfacing that is segregated, fails to meet surface tolerance requirements, cools to below 170 degrees F prior to completing compaction, or is any other way defective shall be removed and replaced with new asphalt concrete pavement.  Removal and replacement of defective pavement shall be at no additional cost to the Department.

ATM T-18 will be used to measure density.  One core sample with a minimum diameter of 6 inches will be taken from each sublot.  The MSG for each lot will be determined by the randomly selected sample from the first sublot.

If the project has more than one lot and if less than eight sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the Price Adjustment computed for the prior lot shall include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, the Price Adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

Samples taken for the determination of asphalt cement content and aggregate gradation will be taken from behind the screed prior to initial compaction.  Asphalt cement content shall be determined by ATM T-23.

Samples taken for the determination of aggregate gradation will be as specified for the determination of asphalt cement content.

The Contractor shall cut, within 24 hours of final rolling, full depth samples from the finished mat for density acceptance testing.  The samples shall be neatly cut by a core drill at the randomly selected location designated by the Engineer.  All voids left by sampling shall be backfilled with new Stone Mastic Asphalt concrete material and compacted within 24 hours of sampling.

All tests necessary to determine conformance with the requirements specified in Section 407-2.01 will be performed by the Engineer without cost to the Contractor.

Samples will be evaluated for acceptance in accordance with Subsection 407-4.03.

The Contractor may request a retest of any sample not within the Specification Limits.  This request must be in writing and delivered to the Engineer within 7 days of receipt of the initial test result.  The Engineer shall select the sample location for the retest.  The original test result will be discarded and the retest value shall be used in the Price Adjustment calculation, regardless whether the retest value results in a higher or lower pay factor.  Only one retest per sample will be allowed.

407-4.03  Evaluation of Materials for Acceptance.  The following method of Price Adjustment will be applied to each type of Asphalt Concrete Pavement for which the Contract quantity equals or exceeds 1,000 tons.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis - Standard Deviation (Specification Conformance Analysis) Method using the procedures listed to determine the total estimated percent of the lot that is within Specification Limits.

Prior to computing the Price Adjustment, the validity of the test results shall be ascertained in accordance with the Standard Practice for Determination of Outlier Test Results (in Alaska Test Method manual).  Outlier test results shall not be included in the Price Adjustment calculations.  If any sieve size on a gradation test is an outlier, then none of the gradation test results on that sample shall be included in the Price Adjustment.  The asphalt cement content test result and the density test results shall be included in the Price Adjustment.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a Specification and is affected by shifts in the arithmetic mean (x) and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a Contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the Specification Limits of a material that is acceptable as a process average and receive 100 percent pay.  The Contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size Specification for gradation shall be 1.00.  The Price Adjustment is based on the lowest of two pay factors.  The first factor is a composite pay factor for asphalt concrete mixture which includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing Non-Specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.

A lot containing Non-Specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with Subsection 105-1.11.  The Contractor may submit a written request for acceptance of the material at a reduced price or approved correction.  Such a request shall include an Engineering analysis showing expected effects on performance.  The Engineer will determine whether or not the material may remain in place at the reduced price.

The Engineer can reject material which appears to be defective based on visual inspection.  Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis.  Procedures for computation of composite pay factors are as follows:

1.	Eliminate test results found to be outliers by the Standard Practice for Determination of Outlier Test Results and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean (x) of the remaining test results:

x=Σxn

Where:	Σ 	= summation of

x 	= individual test value to xn

n 	= total number of test values

x is rounded to the nearest tenth for density and all sieve sizes except the #200 sieve.  x is rounded to the nearest hundredth for asphalt content and the #200 sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

s=nΣ(x2)−(Σx)2n(n-1)

Where:	Σ(x2) =	summation of the squares of individual test values.

(Σx)2 =	square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest 0.01 for density and all sieve sizes except the #200 sieve.  The sample standard deviation (s) is rounded to the nearest .001 for asphalt content and the #200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.2 for density and all sieve sizes except the #200 sieve.  Use s =  0.02 for asphalt cement content and the #200 sieve, if the computed sample standard deviation (s) is <0.001.

3.	Compute the Upper Specification Limit (USL) and Lower Specification Limit (LSL).  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus the allowable deviation in Table 401-2.  The Target Value (TV) is the Specification value defined by the Job Mix Design.  The Lower Specification Limit for density is 93 percent.  There is no Upper Specification Limit for density.

4.	Compute the upper quality index (QU):

Where:	USL = Upper Specification Limit

QU=USL-xs

TV  = Target Value

QU is rounded to the nearest hundredth.

5.	Compute the lower quality index (QL):

Where:	LSL = Lower Specification Limit

QL=x-LSLs

QL is rounded to the nearest hundredth.

6.	Determine PU (percent within the Upper Specification Limit which corresponds to a given QU) from Table 407-3.

7.	Determine PL (percent within the Lower Specification Limit which corresponds to a given QL) from Table 407-3.

8.	Determine the Quality Level (the total percent within Specification Limits) for aggregate gradation and asphalt cement content.

QL = (PL + PU) - 100

Determine the Quality Level for density.

QL = PL

9.	Using the Quality Level from step 8, determine the lot Density Pay Factor (DPF) and gradation and asphalt cement content pay factors (PF) from Table 407-6.

10.	Compute the asphalt concrete mixture Composite Pay Factor (CPF) for asphalt content and gradation using the following formula:

CPF=[f3/4} }  \(  { ital PF}  rSub { size 8{ ital 34
                                        )+f1/2} }  \(  { ital PF}  rSub { size 8{ ital 12
                                        )+.......fac(PFac)]Σf

Table 401-5 is used to determine the weight factor (f) for each sieve size and asphalt content.

Table 407-4

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 3/4 inch | TV-6.0% | TV+6.0% |
| 1/2 inch | TV-6.0% | TV+6.0% |
| 3/8 inch | TV-6.0% | TV+6.0% |
| No. 4 | TV-6.0% | TV+6.0% |
| No. 8 | TV-6.0% | TV+6.0% |
| No. 16 | TV-5.0% | TV+5.0% |
| No. 30 | TV-4.0% | TV+4.0% |
| No. 50 | TV-4.0% | TV+4.0% |
| No. 100 | TV-3.0% | TV+3.0% |
| No. 200 | TV-2.0% | TV+2.0% |
| Asphalt % | TV-0.40% | TV+0.40% |
| Density | 93% | --- |

TABLE 407 - 5

Upper Quality Index (QU) or Lower Quality Index (QL)

| PU or PL | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| --- | --- | --- | --- | --- | --- | --- |
| 100 | 1.90-2.23 | 2.39 | 2.53 | 2.65 | 2.83 | 3.03 |
| 99 | 1.77-1.89 | 1.95-2.38 | 2.00-2.54 | 2.04-2.64 | 2.09-2.82 | 2.14-3.02 |
| 98 | 1.68-1.76 | 1.81-1.94 | 1.84-1.99 | 1.86-2.03 | 1.91-2.08 | 1.93-2.13 |
| 97 | 1.60-1.67 | 1.70-1.80 | 1.72-1.83 | 1.74-1.85 | 1.77-1.90 | 1.79-1.92 |
| 96 | 1.53-1.59 | 1.61-1.69 | 1.63-1.71 | 1.65-1.73 | 1.67-1.76 | 1.68-1.78 |
| 95 | 1.47-1.52 | 1.54-1.60 | 1.55-1.62 | 1.56-1.64 | 1.58-1.66 | 1.59-1.67 |
| 94 | 1.41-1.46 | 1.47-1.53 | 1.48-1.54 | 1.49-1.55 | 1.50-1.57 | 1.51-1.58 |
| 93 | 1.36-1.40 | 1.41-1.46 | 1.42-1.47 | 1.43-1.48 | 1.44-1.49 | 1.44-1.50 |
| 92 | 1.31-1.35 | 1.36-1.40 | 1.36-1.41 | 1.37-1.42 | 1.37-1.43 | 1.38-1.43 |
| 91 | 1.26-1.30 | 1.30-1.35 | 1.31-1.35 | 1.31-1.35 | 1.31-1.36 | 1.32-1.37 |
| 90 | 1.21-1.25 | 1.25-1.29 | 1.26-1.30 | 1.26-1.30 | 1.26-1.31 | 1.27-1.31 |
| 89 | 1.17-1.20 | 1.21-1.24 | 1.21-1.25 | 1.21-1.25 | 1.21-1.25 | 1.22-1.26 |
| 88 | 1.13-1.16 | 1.16-1.20 | 1.16-1.20 | 1.17-1.20 | 1.17-1.20 | 1.17-1.21 |
| 87 | 1.09-1.12 | 1.12-1.15 | 1.12-1.15 | 1.12-1.16 | 1.12-1.16 | 1.12-1.16 |
| 86 | 1.05-1.08 | 1.08-1.11 | 1.08-1.11 | 1.08-1.11 | 1.08-1.11 | 1.08-1.11 |
| 85 | 1.03-1.04 | 1.04-1.07 | 1.04-1.07 | 1.04-1.07 | 1.04-1.07 | 1.04-1.07 |
| 84 | 0.98-1.00 | 1.00-1.03 | 1.00-1.03 | 1.00-1.03 | 1.00-1.03 | 1.00-1.03 |
| 83 | 0.94-0.97 | 0.96-0.99 | 0.96-0.99 | 0.96-0.99 | 0.96-0.99 | 0.96-0.99 |
| 82 | 0.91-0.93 | 0.93-0.95 | 0.93-0.95 | 0.92-0.95 | 0.92-0.95 | 0.92-0.95 |
| 81 | 0.87-0.90 | 0.89-0.92 | 0.89-0.92 | 0.89-0.92 | 0.89-0.91 | 0.88-0.91 |
| 80 | 0.94-0.86 | 0.86-0.88 | 0.86-0.88 | 0.85-0.88 | 0.85-0.88 | 0.85-0.87 |
| 79 | 0.81-0.83 | 0.82-0.85 | 0.82-0.85 | 0.82-0.84 | 0.82-0.84 | 0.81-0.84 |
| 78 | 0.77-0.80 | 0.79-0.81 | 0.79-0.81 | 0.79-0.81 | 0.78-0.81 | 0.78-0.80 |
| 77 | 0.74-0.76 | 0.76-0.78 | 0.76-0.78 | 0.75-0.78 | 0.75-0.77 | 0.75-0.77 |
| 76 | 0.71-0.73 | 0.73-0.75 | 0.72-0.75 | 0.72-0.74 | 0.72-0.74 | 0.71-0.74 |
| 75 | 0.68-0.70 | 0.70-0.72 | 0.69-0.71 | 0.69-0.71 | 0.69-0.71 | 0.68-0.70 |
| 74 | 0.65-0.67 | 0.66-0.69 | 0.66-0.68 | 0.66-0.68 | 0.66-0.68 | 0.65-0.67 |
| 73 | 0.62-0.64 | 0.63-0.65 | 0.63-0.65 | 0.63-0.65 | 0.62-0.67 | 0.62-0.64 |
| 72 | 0.59-0.61 | 0.60-0.62 | 0.60-0.62 | 0.60-0.62 | 0.59-0.61 | 0.59-0.61 |
| 71 | 0.56-0.58 | 0.57-0.59 | 0.57-0.59 | 0.57-0.59 | 0.57-0.58 | 0.56-0.58 |
| 70 | 0.53-0.55 | 0.55-0.56 | 0.54-0.56 | 0.54-0.56 | 0.54-0.56 | 0.53-0.55 |
| 69 | 0.50-0.52 | 0.52-0.54 | 0.51-0.53 | 0.51-0.53 | 0.51-0.53 | 0.50-0.52 |
| 68 | 0.47-0.49 | 0.49-0.51 | 0.48-0.50 | 0.48-0.50 | 0.48-0.50 | 0.48-0.49 |
| 67 | 0.45-0.46 | 0.46-0.48 | 0.46-0.47 | 0.45-0.47 | 0.45-0.47 | 0.45-0.47 |
| 66 | 0.42-0.44 | 0.43-0.45 | 0.43-0.45 | 0.43-0.44 | 0.42-0.44 | 0.42-0.44 |
| 65 | 0.39-0.41 | 0.40-0.42 | 0.40-0.42 | 0.40-0.42 | 0.40-0.41 | 0.39-0.41 |
| 64 | 0.36-0.38 | 0.38-0.39 | 0.37-0.39 | 0.37-0.39 | 0.37-0.39 | 0.37-0.38 |
| 63 | 0.33-0.35 | 0.35-0.37 | 0.35-0.36 | 0.34-0.36 | 0.34-0.36 | 0.34-0.36 |
| 62 | 0.31-0.32 | 0.32-0.34 | 0.32-0.34 | 0.31-0.33 | 0.31-0.33 | 0.31-0.33 |
| 61 | 0.28-0.30 | 0.29-0.31 | 0.29-0.31 | 0.29-0.30 | 0.29-0.30 | 0.29-0.30 |
| 60 | 0.25-0.27 | 0.27-0.28 | 0.26-0.28 | 0.26-0.28 | 0.26-0.28 | 0.26-0.28 |
| 59 | 0.22-0.24 | 0.24-0.26 | 0.24-0.25 | 0.24-0.25 | 0.23-0.25 | 0.23-0.25 |
| 58 | 0.20-0.21 | 0.21-0.23 | 0.21-0.23 | 0.21-0.23 | 0.21-0.22 | 0.21-0.22 |
| 57 | 0.17-0.19 | 0.19-0.20 | 0.18-0.20 | 0.18-0.20 | 0.18-0.20 | 0.18-0.20 |
| 56 | 0.14-0.16 | 0.16-0.18 | 0.16-0.17 | 0.16-0.17 | 0.16-0.17 | 0.15-0.17 |
| 55 | 0.12-0.13 | 0.13-0.15 | 0.13-0.15 | 0.13-0.15 | 0.13-0.15 | 0.13-0.14 |
| 54 | 0.09-0.11 | 0.11-0.12 | 0.10-0.12 | 0.10-0.12 | 0.10-0.12 | 0.10-0.12 |
| 53 | 0.06-0.08 | 0.08-0.10 | 0.08-0.09 | 0.08-0.09 | 0.08-0.09 | 0.08-0.09 |
| 52 | 0.04-0.05 | 0.05-0.07 | 0.05-0.07 | 0.05-0.07 | 0.05-0.07 | 0.05-0.07 |
| 51 | 0.01-0.03 | 0.03-0.04 | 0.03-0.04 | 0.03-0.04 | 0.03-0.04 | 0.03-0.04 |
| 50 | 0.00 | 0.00-0.02 | 0.00-0.02 | 0.00-0.02 | 0.00-0.02 | 0.00-0.02 |

NOTE: For negative values of QU or QL, PU or PL is equal to 100 minus the table value for PU or PL.

TABLE 407-6

REQUIRED QUALITY LEVEL (QL) FOR A GIVEN

SAMPLE SIZE (n) AND A GIVEN PAY FACTOR

| Pay Factor | n = 7 | n = 8 | n = 9 | n = 10 to 11 | n = 12 to 14 | n = 15 to 18 |
| --- | --- | --- | --- | --- | --- | --- |
| 1.05 | 100 | 100 | 100 | 100 | 100 | 100 |
| 1.04 | 93-99 | 93-99 | 94-99 | 94-99 | 95-99 | 95-99 |
| 1.03 | 89-92 | 90-92 | 91-93 | 91-93 | 92-94 | 93-94 |
| 1.02 | 86-88 | 87-89 | 88-90 | 88-90 | 89-91 | 90-92 |
| 1.01 | 84-85 | 85-86 | 85-87 | 86-87 | 87-88 | 88-89 |
| 1.00 | 81-83 | 82-84 | 83-89 | 84-85 | 85-86 | 86-87 |
| .99 | 79-80 | 80-81 | 81-82 | 82-83 | 83-84 | 85 |
| .98 | 77-78 | 78-79 | 79-80 | 80-81 | 81-82 | 83-84 |
| .97 | 75-76 | 77 | 78 | 78-79 | 80 | 81-82 |
| .96 | 73-74 | 75-76 | 76-77 | 77 | 78-79 | 80 |
| .95 | 72 | 73-74 | 74-75 | 75-76 | 77 | 78-74 |
| .94 | 70-71 | 72 | 73 | 74 | 75-76 | 77 |
| .93 | 69 | 70-71 | 71-72 | 72-73 | 74 | 75-76 |
| .92 | 67-68 | 69 | 70 | 71 | 72-73 | 74 |
| .91 | 66 | 67-68 | 68-69 | 69-70 | 71 | 73 |
| .90 | 64-65 | 66 | 67 | 68 | 70 | 71-72 |
| .89 | 63 | 64-65 | 66 | 67 | 68-69 | 70 |
| .88 | 62 | 63 | 64-65 | 65-66 | 67 | 69 |
| .87 | 60-61 | 62 | 63 | 64 | 66 | 67-68 |
| .86 | 59 | 60-61 | 62 | 63 | 64-65 | 66 |
| .85 | 58 | 59 | 60-61 | 61-62 | 63 | 65 |
| .84 | 56-57 | 58 | 59 | 60 | 62 | 64 |
| .83 | 55 | 57 | 58 | 59 | 61 | 63 |
| .82 | 54 | 55-56 | 57 | 58 | 60 | 61-62 |
| .81 | 53 | 54 | 56 | 57 | 58-59 | 60 |
| .80 | 52 | 53 | 54-55 | 55-56 | 57 | 59 |
| .79 | 50-51 | 52 | 53 | 54 | 56 | 58 |
| .78 | 49 | 51 | 52 | 53 | 55 | 57 |
| .77 | 48 | 50 | 51 | 52 | 54 | 56 |
| .76 | 47 | 48-49 | 50 | 51 | 53 | 55 |
| .75 | 46 | 47 | 49 | 50 | 51-52 | 53-54 |
| 0 | 45 | 46 | 48 | 49 | 50 | 52 |
| NOTE: To obtain a given factor, the computed QL shall equal or exceed the value in the table. |  |  |  |  |  |  |

Table 407-7

WEIGHT FACTORS

| Sieve Designation | Factor "f" |
| --- | --- |
| 3/4 inch | 4 |
| 1/2 inch | 4 |
| 3/8 inch | 4 |
| No. 4 | 4 |
| No. 8 | 4 |
| No. 16 | 5 |
| No. 30 | 5 |
| No. 50 | 5 |
| No. 100 | 5 |
| No. 200 | 20 |
| Asphalt % | 40 |

407-5.01  Basis of Payment.  The accepted quantity will be paid for at the Contract Unit Price for the Pay Item listed below, complete in place.

Anti-stripping additives will be paid on a contingent sum basis at a rate of $3.75 per 0.25 percent additive per ton of asphalt cement.

A Change Order/Directive is not required for anti-stripping additive or Asphalt Price Adjustment Pay Items.  The approved mix design will initiate Item 407(3), Anti-Stripping Additive at the prescribed rate and the Notice- to-Proceed shall constitute the notice required to initiate Item 407(4), Asphalt Price Adjustment.  (5/3/93)R169

The Asphalt Price Adjustment shall be the sum of the Price Adjustments for each lot and the fees accrued for subsequent Trial Job Mix Design evaluations as outlined in Subsection 407-2.01.  The Price Adjustment will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF),

whichever is the lowest value.  The Price Adjustment for each individual lot shall be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (tons in lot) x (PAB)

PAB = Price Adjustment Base = $60/TON

* Composite Pay Factor (CPF) or Density Pay Factor (DPF) whichever is lower value.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

407(1A)	Stone Mastic Asphalt Concrete	Ton

with Cellulose

407(1B)	Stone Mastic Asphalt Concrete	Ton

with Polyolefin

407(2)	AC-5 Asphalt Cement	Ton

407(3)	Anti-Stripping Additive	Contingent Sum

407(4)	Asphalt Price Adjustment	Contingent Sum

407(5)	Cellulose Stabilizing Additive	Pound

407(6)	Polyolefin Stabilizing Additive	Pound

(5/12/93)R163

SECTION 501

STRUCTURAL CONCRETE

Standard Modification

Under Item 1., Determining the Proportions and Batch Weights, add the following to the second paragraph:  Material properties shall be determined in accordance with the following test methods:

| Property | Test Method |
| --- | --- |
| Slump | AASHTO T 119 |
| Air Content | ATM T-8 |
| Compressive Strength | AASHTO T 22 |
| Unit Weight | AASHTO T 121 |
| Cement Content | AASHTO T 121 |

(7/2/93)M51

Special Provisions

501-3.01  Proportioning.  Revise this Subsection as follows:  In Table 501-1 Class of Concrete, under the category Coarse Aggregate Gradation, AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S and W concrete.  (9/1/89)R37

501-3.02  Batching.  Add the  following to Item 5.  Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, moisture content of the various aggregates and the individual truck water meter reading when batched, for each truck load or batch of concrete supplied.  (7/2/93)S54.

501-3.06  Placing Concrete.  Replace the last sentence of Item 2.  Pumping Concrete with the following:  Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete as directed. (7/2/93)S65.

SECTION 603

CULVERTS AND STORM DRAINS

Special Provisions

603-2.01  Materials.  Add the following to the list of materials:

Corrugated Polyethylene Pipe			706-2.07

In the second paragraph, Add "Corrugated Polyethylene Pipe (24-inch maximum diameter)" to the list of options allowed under Item 603(17) and delete Reinforced Concrete Pipe and Reinforced Plastic Pipe from the list.

Add the following to the last paragraph:  Heights of cover for corrugated polyethylene pipe shall be the same as for aluminum culvert pipe except the minimum cover shall be 2 feet.

Add the following paragraph:  Where the pipe is shown on the Plans to have watertight joints, both the pipe and joints shall be capable of withstanding 100 feet of water head.  These fittings will be subsidiary to the culvert.

603-2.01  Materials.  Add the following:  Culvert marker posts shall meet the requirements of Subsection 730-2.05 Delineator Posts, for Item 2.  Flexible Posts.  The color shall be blue with no other markings.  The 3¾- inch by 72-inch post shall be rectangular in cross section with reinforcing ribs capable of a minimum bending radius of 9 inches.

603-3.04  Joining Pipe.  Add the following paragraph:  Polyethylene pipe couplings shall be corrugated to match the pipe corrugations and their width shall not be less than one half the nominal pipe diameter.

603-3.06  Culvert Marker Posts.  Add the following Subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  Forty-two inches of post shall remain above the ground after driving.

603-4.01  Method of Measurement.  Add the following:  Culvert marker posts and debris grates will not be measured for payment.

603-5.01  Basis of Payment.  Add the following:  Culvert marker posts and debris grates will not be paid for directly, but will be subsidiary to Item 603(17), Pipe.

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01  Description.  Add the following:  This work shall include construction and/or adjustment of cleanout structures in reasonable conformance with the Plans.

604-2.01  Materials.  Add the following to the list of materials:

Flexible Watertight Gaskets	705-2.05

(7/2/93)M52

604-3.01  Construction Requirements.  Add the following to the beginning of the second paragraph.  All access manholes, regardless of type, that fall within a concrete sidewalk or asphalt pathway shall be constructed with a frame and cover cast with a rough cobbled grit surface, or specifically designed to hold fill.  The recessed covers shall be depressed a minimum of 1-inch, and be suitable for concrete or asphalt fill, as applicable.

Add the following to the fifth paragraph referencing the reconstruction of manholes:

5.	The work necessary to rotate the cone or reducing slab to align the manhole or inlet casting as detailed on the Plans.  To align the access stairs, the Contractor will have the option of rotating the barrel sections or installing new steps.

6.	The work and materials necessary to salvage the frame and grate, to remove and dispose the reducing slab and adjusting rings, and to install a new cover slab (reducing slab without an access hole).

Add the following:  Those manholes which by design must fall within the paved roadway surface shall be aligned such that the casting will not be in the wheel tracks of any driving lane, or the flow line of the gutter pan.

When new pipe is installed in an existing manhole, a hole shall be cleanly cut by approved means at the invert elevation given on the Plans and 2 inches larger than the outside diameter of the new pipe.  The joint shall then be grouted with non-shrinking cement mortar.

All curb inlet structures shall have a 3-inch formed hole approximately 2 feet below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation.  The Contractor shall be responsible for keeping the openings functional, which may require temporary dikes, RMC extensions, etc., as necessary.  These holes shall be filled with grout upon final paving.

Standard drainage structure steps shall be cast during structure pour or installed before concrete hardens.

Adjustment of cleanouts will include adjusting the frame and lid to finish grade.

604-4.01  Method of Measurement.  Add the following:  Frames, grates, lids, and rock rubble collars will not be measured for payment.  Adjustment of cleanouts will be measured as adjustment of manholes.

604-5.01  Basis of Payment.  Add the following:  Frames, grates, lids, and rock rubble collars are subsidiary to the drainage structure.  Adjustment of cleanouts shall be paid as Adjust Existing Manhole.  Adjustment of cleanouts to accommodate the Contractor's operations or construction operations will not be paid for separately but will be subsidiary to adjustment of the cleanout to finish grade.

Delete Item 604(1) Storm Sewer Manhole and add the following new pay items:

Pay Item No.	Pay Item	Pay Unit

604(1)	Storm Drain Manhole	Each

(9/1/89)R43

SECTION 606

GUARDRAIL

Special Provisions

606-1.01  Description.  Add the following:  This work shall also consist of installing breakaway cable terminals at the locations shown on the Plans.

606-2.01  Materials.  Add the following:  Flexible markers shall have yellow reflective sheeting and be one of the following types or equivalent:

1.	"Guardrail Delineator Post" manufactured by Carsonite International, 2900 Lockheed Way, Carson City, Nevada 89701.

2.	"Guardrail Delineator" manufactured by Safe-Hit Corporation, 1930 West Winton Avenue, Building 11, Hayward, California 94545.

3.	"Flex-o-Guide", Model EY426 manufactured by Flexible Safety Zoning Company, 4152 Warren Avenue, Hillside, Illinois 60162.

606-3.01  Posts.  Add the following:  The foundation type for the breakaway cable terminal posts shall be the steel post embedment for soil or concrete as shown on Standard Drawing G-18.S.

606-3.02  Rail Elements.  Add the following:  Guardrail elements shall be factory bent for all radii less than 75 feet.

606-3.03  Removal and Reconstruction of Guardrail. Add the following:  Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 7 calendar days after removal.

Guardrail located within 50 feet of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed.

Salvaged materials will become the property of the Contractor.

606-3.06  Flexible Markers.  Add the following Subsection:  For each breakaway cable terminal, a flexible marker shall be attached to the extreme piece of rail.  The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer.  The flexible markers shall have a minimum of 21-inches of marker extending above the top of the guardrail.  The reflective tape shall face the nearest oncoming traffic.

606-3.07  Embankment Widening.  Add the following Subsection:  Embankment widening for guardrail end treatments shall be constructed of selected material, Type A in accordance with Section 203.

606-3.08  Length of Need Verification.  Add the following Subsection:  After shaping the slopes and staking all proposed guard rail locations, the Contractor shall notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer prior to installation.  The Engineer may determine that additional guard rail is necessary, and the Contractor shall comply without delay.

606-4.01  Method of Measurement.  Delete the third paragraph and replace with the following:  Breakaway cable terminals will be measured per each installation.

606-5.01  Basis of Payment.  Add the following:  Selected material, Type A will be measured and paid in accordance with Section 203.

Payment for Item 606(8) Breakaway Cable Terminal will be full compensation for all labor, equipment and materials required for installations, including anchor cable assembly, terminal posts, terminal end, flexible marker and all associated hardware.  Rail elements, standard posts, and blocking for breakaway cable terminals will be paid under Item 606(1) W-Beam Guardrail.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

606(8)	Breakaway Cable Terminal	Each

(2/14/92)R45

SECTION 608

SIDEWALKS

Special Provisions

608-2.01  Materials.  Add the following:  AC-5 asphalt cement shall be used in the asphalt concrete pavement mix for asphalt sidewalks, and shall conform to the requirements of Subsection 702-2.01, Asphalt Cements.  Aggregate shall meet the gradation requirements of Subsection 703-2.04, Aggregate for Plant Mix Asphalt Pavement, for Asphalt Concrete Type II.  In addition, the asphalt concrete shall conform to the following:

Marshall Stability, pounds, minimum	1,000 lbs

Voids, Total Mix, percent	3-5 %

Compaction Blows per Side	50

The Contractor shall submit a mix design in accordance with Subsection 401-2.01.

Materials and patterns for constructing and imprinting the special concrete (architectural) sidewalk at Reeve Boulevard and Concrete Street shall match the existing sidewalk being replaced.  The existing sidewalk is Bomacron patterned concrete with fishscale granite setts by Bomanite; color is Driftwood Buff.  The sidewalk edging is Bomanite 4-inch x 12-inch soldier course brick double row; color is Driftwood Buff.  Color hardener shall be heavy duty grade.

608-3.01  Concrete Sidewalks.  Add the following:  Coloring material and curing compound for the special concrete sidewalks shall be applied in accordance with the manufacturer's recommendations.

Contractor shall submit the color of the sealant for Engineer's approval prior to installation.

Color hardener application for special concrete sidewalk shall be applied after the concrete has been thoroughly compacted, leveled, and floated with wooden floats.  Color hardener shall be applied in accordance with the manufacturer's instructions.

While concrete is still in the plastic stage of set, the imprinting tools shall be applied in conformance to the manufacturer's specifications to make the desired patterned surface.

Color curing compound for special concrete sidewalk shall be Bomacrom Color Curing Compound, or approved equal, applied in accordance with the manufacturer's instructions.

The slab shall later be sealed with Bomanite Color Curing Compound at such time as the temperature is safely above freezing.

If, at any time during the curing period, any of the forms are removed from the special concrete sidewalk, a coat of curing compound shall be applied immediately to the exposed surface.

608-4.01  Method of Measurement.  Add the following:  Asphalt concrete for sidewalk paving will be measured by the ton in accordance with Section 109, Measurement and Payment.  Asphalt cement and anti-stripping additive will not be measured for payment.

Special Concrete Sidewalk, item 608(6), will be measured by the square yard of finished surface.  Texturing and coloring is subsidiary to this pay item and will not be measured separately.

608-5.01  Basis of Payment.  Add the following:  Asphalt cement and anti-stripping additive will not be paid for separately, but will be subsidiary to Item 608(2), Asphalt Sidewalk.

Embankment and bed course materials will be furnished, placed and paid under Sections 203 and 301, respectively.

Special Concrete Sidewalk will be paid for at the contract price, per unit of measure, for each unit completed and accepted.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

608(6)	Special Concrete Sidewalk	Square Yard

(10/22/92)R165

SECTION 609

CURBING

Standard Modifications

609-2.01  Materials.  Replace paragraphs 2, 3, and 4 with the following:  Concrete shall conform to Section 501, Structural Concrete, Class A, except that the slump shall be less than 2 inches for concrete placed by the extrusion or slip-form process.

(7/2/93)M53

Special Provisions

609-3.04  Curb Ramps.  Add the following:  Curb ramps adjacent to concrete sidewalks shall have pigment thoroughly mixed to a depth of ½-inch.  Color in the dry state shall closely match FED-STD-30152 (brick red).  Curb ramps adjacent to asphalt pathways shall have no added coloring.

(8/25/92)R162

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01  Description.  Add the following:  Work under this Section shall also consist of furnishing separate sign panels and posts at the locations shown on the Plans.

615-2.01  Materials.  Add the following to the end of the first sentence of the fifth paragraph:  "and the Alaska Traffic Manual."

Delete paragraphs 7 and 8 (the fourth and fifth paragraphs on page 315) and substitute the following:  Sign posts and bases shall be of the types specified.  Structural aspects of design and materials for sign supports shall comply with the AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals.

Concrete for steel-reinforced slip base and breakaway base foundations shall be Class A, conforming to the requirements of Section 501, Structural Concrete.  Concrete for other sign foundations may be Class W.

(5/7/91)S42

615-3.01  Construction Requirements.  Add the following to the sixth paragraph:  When existing signs are to be salvaged the remaining foundation shall be removed or obliterated to the level of the surrounding grade or if located within the roadway structural section shall be disposed of in a manner as approved by the Engineer.  All signs and posts at a single installation shall be considered as one unit.

Add the following after the sixth paragraph:  Salvaged sign panels shall be delivered to the State Maintenance Yard at 5720 East Tudor Road in Anchorage.

615-3.02  Sign Placement and Installation:  Add the following:  All existing signs shall not be removed until the new signs have been installed.  If necessary, they may be temporarily relocated to a location approved by the Engineer.  They shall be maintained until they are no longer needed.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign.  Installation dates shall be written in the format of month/day/year, using black permanent marker, with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installation.

615-4.01   Method of Payment.  Add the following:  Sign Post will be measured per each installation.

Sign Panels will be measured by the square foot of sign panel face for each installation.

615-5.01   Basis of Payment.  Add the following:  Obliteration of foundations shall be included in Item 615(7) Salvage Signs.

Maintaining existing signs until they are no longer needed and temporary relocation of existing signs will not be paid directly, but shall be considered subsidiary to Item 615(2) Remove and Relocate Existing Signs.

Payment for Items 615(8) Sign Panels and 615(9) Sign Posts will be full compensation for all labor, equipment and materials required to install new sign panels or posts at the locations shown on the Plans.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

615(8)	Sign Panels	Square Foot

615(9)	Sign Posts 	Each

SECTION 618

SEEDING

Special Provisions

618-1.01  Description.  Delete this Subsection and substitute the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be overlaid with topsoil and seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, fertilizer and water.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01  Materials.  Add the following to the list of Material Specifications:

Mulch	Subsection 727-2.01

618-3.01  Soil Preparation.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be completed as soon as topsoil is placed on the slopes.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is adjacent to  wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not encroach on the wetlands.

618-3.03  Application.  In the first sentence of subparagraph b., under numbered paragraph 1. Hydraulic Method, delete the following:  "Item 619(1),".

Add the following:  Seed, mulch and fertilizer shall be applied as follows per 1,000 square feet.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  If the

hydraulic method for seed and mulch is used, it shall be made in one application.  All fertilizer shall be applied by the hydraulic method.

Application

Item			Ingredients	Rate per MSF

Seed Mix		Creeping Red Fescue	0.20 lb.

Alsike or Dutch White Clover	0.20 lb.

Nugget Bluegrass (Park	0.50 lb.

or Marion)

Annual Ryegrass (Lolium)	0.10 lb.

TOTAL =      1.00 lb.

Mulch	35.0 lb.

Fertilizer	20-20-10	12.0 lb.

The Contractor shall not remove the required tags from the seed bags.

618-3.04  Maintenance of Seeded Areas.  Add the following:  A reapplication of fertilizer shall be applied with water between May 1 and September 15 of the year following seeding at a rate of one-half the initial application.

618-4.01  Method of Measurement.  Delete the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (dry measure) accepted in place.  The amount of fertilizer, mulch and water for application used in this work, including any required reseeding, will be subsidiary to this item and will not be measured separately for payment.

Delete the last paragraph.

618-5.01  Basis of Payment.  Add the following:  Fertilizer, mulch and water for application, including any required reseeding, will not be paid for directly, but will be subsidiary to seeding.

The work described under Subsection 618-3.01 Soil Preparation will not be paid for directly but will be subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to seeding.

(10/1/91)R52

SECTION 620

TOPSOIL

Special Provisions

620-2.01  Materials.  Add the following:   Prior to seeding, the topsoil shall be tested for pH.  If the pH is less than 6.0, limestone shall be added in accordance with Table 726-1, Limestone Requirements.

620-4.01  Method of Measurement.  Add the following:  Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1) Topsoil.

(10/1/91)R53

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01  Description.  Add the following:  For purposes of these Special Provisions, "AWWU" shall mean the Anchorage Water and Wastewater Utility, Construction Section at (907)564-2785.  This work shall include the installation, testing, flushing, and chlorination or hand cleaning of water systems for acceptance by AWWU.  The Contractor shall also provide as-builts in accordance with the conditions prescribed herein.

In conjunction with working around and/or adjusting AWWU water valves, the Contractor shall exercise due care.  Prior to commencement of work by the Contractor, AWWU shall check and correct deficiencies which may exist in any valve or valve box.  The Engineer, Contractor and an AWWU representative shall witness the condition and location of each valve or valve box.  Failure to participate in the inspection by the Contractor will result in his forfeiting all rights to claim that the valves were damaged prior to his beginning work.  Notice that the Contractor is ready for the above inspection shall be in writing to AWWU and shall be submitted giving at least 7 calendar days notice.  The Contractor shall furnish a copy of the notice to the Engineer.

It shall be the Contractors responsibility to protect and maintain all valves and valve boxes in an operable condition during all phases of construction.  If at any time after the inspection as outlined above AWWU finds a valve or valve box damaged or rendered inoperable by the Contractor, the Contractor shall repair the damage at his own expense.

CONSTRUCTION REQUIREMENTS

627-3.01  General.  Add the following before the first paragraph:  AWWU, through the Engineer, reserves the right to suspend the water system installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections.  Suspensions of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

The Contractor shall furnish to the Engineer complete installation drawings for the project prior to fabrication.  All restrained joint areas shall be detailed to include fittings, piping and deflection points.  The Contractor shall provide design calculations, prepared and sealed by a licensed professional engineer, registered in the State of Alaska, for all restrained joint areas to assure adequacy, ability to resist longitudinal forces and compliance with the Contract Documents.

If construction or excavation require the removal of any existing privately owned facilities on the provided water easements, the Contractor shall be responsible for coordinating with the owner and for reestablishing lawns, driveways, parking lots, etc., at unit bid prices, where applicable.  Any restorative work will be completed as soon as practicable after the installation, but in no case shall the period of time exceed 2 weeks.

Add the following to the third sentence of the third paragraph:  "or so proper alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled."

Delete the fifth, sixth and seventh paragraphs and substitute the following:  Prior to removing or disrupting service to fire hydrants, the Contractor shall contact the Anchorage Fire Department, Chief Dispatcher at 267-4950 and Deputy Fire Chief at 267-4935 at least 48 hours in advance of any construction.

The Contractor shall notify, in writing, all affected property owners, the Engineer, AWWU and the Anchorage Fire Department 48 hours prior to interruption of the Water Utility's water service.  Additionally, AWWU shall be notified 72 hours prior to an interruption of their water service.  The Contractor shall provide temporary service to all those property owners with disrupted water service if the interruption exceeds 12 hours.

The Contractor shall notify AWWU 7 days prior to the shutdown.  The 36-inch and 12-inch mains shall be shutdown from 11:00 PM to 5:00 AM.  If for any reason the system shutdown exceeds the time requirement as established by AWWU below, the Contractor shall provide for alternate water supply with sufficient pressure to provide for fire and full service flows.  If alternate supply is required, this work shall not entitle the Contractor to extra payment for the costs incurred.

The Contractor shall provide any necessary fittings, valves, temporary connections or appurtenances necessary in order to maintain the water distribution system.  Any costs involved in service changeovers and providing temporary water service shall be subsidiary.  The Contractor shall be responsible for all damages caused by interruption of service that may be due to his operations.

Prior to water system installation, the Contractor shall submit to the Engineer a detailed plan for the installation of the new water systems and for removal/abandonment of existing water systems that are to be removed or abandoned for review prior to commencement of work.  The plan shall be of sufficient detail to clearly indicate the proposed work sequence, schedules, and disruption of water service.

Add the following to the eighth paragraph:  Concrete thrust blocks or tie back rods of the type shown on the plans shall be installed where the pipe line terminates or changes alignment, utilized a tee, cross, bend, reducer, or similar fitting. Either poured-in-place or precast thrust blocks are acceptable if the minimum base area is sufficient as shown on the plans.  Concrete for the thrust blocks shall be Class A.  If the Contractor elects to use poured-in-place thrust blocks, all pipe and fittings exposed to concrete shall be double wrapped with 4-mil visquine, or equal, prior to placement of the concrete.  Poured-in-place thrust blocks shall be cured a minimum of 7 days prior to the application of any hydraulic loads.

Add the following:

Salvageable Materials.  Unless specifically addressed otherwise in these contract documents, all existing water valves, tees, bends and conduit (including ductile iron pipe) removed but not reinstalled and declared "salvageable materials" shall become the property of the Contractor.

Abandon Existing Pipe.  Existing pipe shown to be abandoned shall be abandoned-in-place as an incidental item of construction.  Pipe abandoned-in-place shall be filled with a sand or cement slurry and the ends plugged or shall be crushed and backfilled as directed by the Engineer.  In those areas that the presence of existing pipe causes a conflict with new or existing utilities or facilities the pipe may be removed as an incidental item of construction.  All abandoned materials removed and not reused shall become the property of the Contractor, unless specifically addressed otherwise in these special provisions.

Final Acceptance.  The Contractor shall, upon completion of all work involved, notify the Engineer in writing of completion and request a pre-final inspection of the project.  This inspection will be performed in the presence of the Engineer, AWWU, and the Contractor.  Copies of a list of deficiencies, if any, indicated by this inspection will be furnished to the Contractor for remedial action.  When all corrective action has been completed, the Contractor shall notify the Engineer, and an acceptance inspection will be performed.

627-3.02  Installation of Conduit.  Add the following to the second paragraph:  However, at a sufficient distance prior to encountering a known obstacle or tying into an existing pipe, the Contractor shall expose and verify the exact location of the obstacle or pipe so proper alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled.  The costs incurred for removal and realignment of backfilled conduit sections due to improper verification methods shall be borne by the Contractor.

Delete the eighth paragraph and substitute the following:  Deflections from a straight line or grade, as required by vertical curves, horizontal curves, or offsets shall not exceed 50 percent of the manufacturer's recommended maximum deflection.  If the alignment requires deflection in excess of the above limitations, the Contractor shall furnish special bends to provide angular deflections within the limits allowable.  Wherever possible, the Contractor shall achieve the desired deflection by taking advantage of reduced deflections over multiple joints.  Short-radius curves and closures shall be formed by shorter lengths of pipe, bevels, or fabricated specials.

A maximum 0.2-foot deviation from design alignment and elevation will be allowed.  Both line and grade shall be checked and recorded in a field book for each piece of conduit and appurtenance installed.  All adjustments to line and grade shall be done by scraping away or filling the earth under the body of the pipe and not by blocking or wedging up.

The Contractor shall have survey instruments such as transit and level for transferring alignment and grades from offset hubs.  He shall also have in his employ a person who is qualified to use such instruments and who shall have the responsibility of placing and maintaining such construction guides.  The Contractor shall furnish to the Engineer a copy of the surveyor's record notes for the newly-installed conduit and appurtenances.  The practice of placing backfill over a section of conduit to provide a platform for the instruments shall be subject to the approval of the Engineer.

Conduit that has the grade or joint disturbed after laying shall be taken up and relaid.  Water shall be kept out of the trench until the jointing is completed.

Add the following:

Conduit Joints.  Conduit that has the grade or joint disturbed after laying shall be taken up and relaid.  Water shall be kept out of the trench until the jointing is completed.

The Contractor has the option of using either mechanical or push-on joints for conduit installed in trenches, except in those areas where restrained joints are required.  All joints shall conform to the requirements of AWWA C-600.

The Contractor will be required to use mechanical joints on all fire hydrant leads.  The Engineer may check any or all mechanical joints to assure proper torque as specified by the manufacturer.

Two electrical continuity straps shall be installed on each side joint for pipes less than 12-inches in diameter.  Straps are to be welded to a clean, dry surface.  All welds and uncoated surfaces shall be coated with a coal tar pitch to the satisfaction of the Engineer.

Conduit Wrap.  The outside of all ductile iron and cast iron pipe, fittings, valves and other appurtenances used in water line construction shall be encased with 1 layer of 8-mil thick polyethylene film.  The polyethylene encasement shall be installed using any the following three methods:

Method A

1.	Cut polyethylene tube to a length approximately 2-feet longer than the length of the pipe section.  Slip the tube around the pipe, centering it to provide a 1-foot overlap on each adjacent pipe section and bunch it accordion-fashion lengthwise until it clears the pipe.

2.	Lower the pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at the joints to facilitate installation of the polyethylene tube.

3.	After assembling the pipe joint and testing the bonded joint, make the overlap of the polyethylene tube.  Pull the bunched polyethylene from the preceding length of pipe, slip it over the end of the new length of pipe, and secure in place.  Then slip the end of the polyethylene from the new pipe section over the end of the first wrap until it overlaps the joint at the end of the preceding length of pipe.  Secure the overlap in place.  Take up the slack width to make a snug, but not

tight fit along the barrel of the pipe, securing the fold at quarter points.

4.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Method B

1.	Cut polyethylene tube to length approximately 1-foot shorter than that of the pipe section.  Slip the tube around the pipe, centering it to provide 6-inches of bare pipe at each end.  Take up the slack width at the top of the pipe to make a snug, but not tight, fit along the barrel of the pipe, securing the fold at quarter points; secure the ends as described in Method A.

2.	Before making up a joint, slip a 3-foot length of polyethylene tube over the end of the preceding pipe section, bunching it accordion-fashion lengthwise.  After completing the joint, pull the 3-foot length of polyethylene over the joint, overlapping the polyethylene previously installed on each adjacent section of pipe by at least 1-foot; make each end snug and secure as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Method C

1.	Cut polyethylene sheet to a length approximately 2-foot longer than that of the pipe section.  Center the cut length to provide a 1-foot overlap on each adjacent pipe section, bunching it until it clears the pipe ends.  Wrap the polyethylene around the pipe so that it circumferentially overlaps the top quadrant of the pipe.  Secure the cut edge of polyethylene sheet at intervals of approximately 3-foot.

2.	Lower the wrapped pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at joints to facilitate installation of the polyethylene.  After completing the joint, make the overlap and secure the ends as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Thrust Restraint.  Concrete thrust blocks, tie back rods or restrained joints of the type shown on the plans, or specified herein, shall be installed where the pipe line changes alignment utilizing a tee, cross, bend, or similar fitting.

Conduit ends left for future connections shall be plugged or capped and anchored as shown on the plans, or as directed by the Engineer.

Relocate Existing Water Main.  Where an existing water main crosses the location of the proposed storm drain at an elevation to interfere with the construction of the storm drain, the water main shall be raised or lowered sufficiently to permit 12 inches minimum when lowered and 18 inches minimum when raised, clearance from the storm drain.  The Contractor may employ either of the following methods for raising or lowering a water main.  He may raise or lower lengths of the water main as necessary on either side of the proposed storm drain to allow the main to pass under or over the storm drain, providing the deflection at any joint does not exceed one-half of the pipe manufacturer's recommendations, or the water main may be raised or lowered using a pipe bend not to exceed 22½ degrees.  In special cases only, and when approved by the Engineer in advance, 45 degrees bends may be used.  The method of raising or lowering and materials to be used shall be approved by the Engineer prior to commencing work.  The Contractor shall give 48 hours notice to the Engineer, prior to any planned water shut-off.

Water lines 2-inches in diameter and smaller shall not be construed as water mains.  Any necessary lowering of water lines 2-inches and smaller shall be included under the conditions set forth in these Special Provisions for the moving and relocation of utilities occupying space within the area of construction.  With the approval of the Engineer, the Contractor may lower water lines 2-inches in diameter and smaller, but separate payment shall not be made for such lowering.  The cost shall be subsidiary to storm drain construction items.

627-3.04.	Add the following:  Valves shall be installed where shown on the plans.  The interiors of all valves shall be cleaned of all foreign matter before installation.  If the valve is at the end of the line, it shall be plugged prior to backfilling.  The valve shall be inspected by a representative of AWWU, in the open and closed positions to ascertain that all parts are in good working condition.

627-3.05.  Delete the first paragraph and substitute the following:  Valve boxes shall be installed over the valves as shown on the plans, with base section centered over the operating but of the valve and resting on well compacted backfill.  Top sections shall be so set as to allow equal movement above and below finished grade, final elevation to be 1/4-inch below finished grade of pavement unless otherwise directed.  Top of base section shall be approximately on line with nut at top of valve stem, and the entire assembly shall be plumb.

Add the following after second paragraph:  In areas where running sand is encountered, provisions shall be made to restrict sand from entering the bottom section of the valve box.

The Contractor shall expose all valve boxes for pre-final and final inspection.  After final inspection of the valves located in unpaved areas, sawdust shall be poured directly over the valve box lid and covered with gravel to facilitate location in the future.

627-3.06  Testing Water System.  Delete in its entirety and substitute the following:  The Contractor shall notify the Engineer in writing 48 hours in advance (two working days) prior to any test.  AWWU and the Engineer shall be present during all tests.  Two hours notice in advance of the scheduled time shall be given to the Engineer if the test is to be postponed or cancelled.

1.	Flushing.  All flushing shall be coordinated with each Water Utility.  All newly-laid water conduit shall be "open-bore" flushed to remove any foreign matter to the satisfaction of each Water Utility.  A detailed plan for cleaning of the lines shall be submitted to the Engineer for review and approval prior to commencement of work.

"Open-bore" flushing shall be accomplished prior to hydrostatic testing and disinfection at all extremities including all stubouts and dead-ends. The Contractor shall furnish, install and remove all fittings and conduit necessary to perform the flushing.  Under no circumstances will "open-bore" flushing through hydrants or reduced outlets be permitted.

All flushing of newly-installed conduit shall be accomplished between the hours of 1:00 AM and 6:00 AM, unless otherwise authorized by the controlling Water Utility.  Flushing shall be considered incidental to this work and no separate payment will be made.

2.	Hydrostatic Testing.  A hydrostatic test shall be conducted on all newly-constructed water conduit, fire hydrant leads and stub-outs after "open-bore" flushing in the presence of the Engineer and the Water Utility in accordance with the requirements of AWWA C-600 unless hereinafter modified.  The Contractor, at his option, may either use a pressure test or a leakage test.

The Contractor shall furnish all necessary assistance, equipment, labor, materials and supplies (except the test pressure gauge) necessary to complete the test to the satisfaction of the Water Utility.  The Contractor shall suitably valve off or plug the outlet to the existing or previously-tested water main at his expense, prior to making the required hydrostatic test.

Prior to testing, all air shall be expelled from the conduit.  If permanent air vents are not located at all high points, the Contractor shall, at his expense, install corporation cocks at such points so the air can be expelled as the conduit is slowly filled with water.

Where any section is provided with poured-in-place concrete thrust blocks for fittings or hydrants, the hydrostatic test shall not be made until at least 7 days after installation of the thrust blocks unless otherwise approved by the Engineer.

No hydrostatic test section shall exceed 1000-feet unless approved by the Water Utility in writing.  All main line valves, fire hydrant auxiliary valves, fire hydrant main valves and plugs shall be tested.  All intermediate valves within the section being tested will be fully closed and reopened as directed by the Engineer during the actual test.  Only static pressure will be allowed on the opposite side of the end valves of the section being tested.

All hydrostatic testing will be performed through test copper.  Use of fire hydrants and service connections for testing will not be allowed.

The hydrostatic pressure shall be a minimum of 150 psi, and the duration of each hydrostatic pressure test shall be 30 minutes.  After the required test pressure has been reached, the pumping will be terminated.  If the pressure remains constant for 30 minutes without the aid of a pump, that section of the conduit will not be subjected to any further hydrostatic tests.

If a hydrostatic pressure test fails on any section, the Contractor has the option to perform a leakage test on that section.  The Water Utility will furnish the test gauge and measuring device, and the Contractor shall furnish all other necessary assistance, equipment, labor, material and supplies to conduct the test.

Leakage for a newly-installed conduit is determined by the following formula:

L= ND(P).05

7400

where:	L =	Allowable leakage in gallons per hour

N =	Summation of mechanical and push-on joints in length of pipe tested

D =	Diameter of conduit in inches

P =	Test pressure in pounds per square inch

The duration of each leakage test shall be 2 hours and during the test, the conduit shall be subjected to the constant test pressure as defined above.  The test pump shall be valved to insure that constant test pressure is maintained throughout the test and all excess water will be returned to a storage tank.  If the pressure decreases below the required test pressure during the 2 hour period, the preceding portion of that test shall be declared void.

Cracked or defective conduit, gaskets, mechanical joints, fittings, valves or hydrants discovered as a consequence of the hydrostatic tests shall be removed and replaced with sound material at the Contractor's expense.  The test shall then be repeated until the results are satisfactory.

In the instance where connection is made to a presently installed water conduit a new valve shall be installed on the connection.  The Contractor shall suitably seal off the outlet leading to the presently installed conduit prior to making the field tests.

3.	Continuity Tests.  The Contractor shall perform electrical conductivity tests on all mains less than 12-inches in the presence of the Engineer and the Water Utility.  The Contractor shall maintain a circuit of 600 amperes DC current for a period of 15 minutes.  Return current shall be at least

90 percent of the input current.  All equipment necessary to maintain the circuit shall be supplied by the Contractor.

All continuity tests will be through wires brought to the surface or through ¾-inch, minimum, copper pipe connected to the main.  The use of fire hydrants and valves, as substitutes for wires will not be accepted.  All wires brought to the surface to complete the continuity test shall be removed to a depth of 2-feet below finished street grade upon completion of the tests.

627-3.07  Disinfection of Water Lines.  Delete paragraphs 1 thru 4 and add the following:  This subsection applies to the disinfection of all portions of the water system, including all valves and stops and any portion of the existing connection system that might have become contaminated during construction activities.  Disinfection shall be accomplished after completion of pressure and/or leakage tests in compliance with AWWA C-601, Disinfecting Water Mains.

Chlorine shall be used for disinfection, and shall be applied only by one of the following methods:

1.	Liquid chlorine gas and water mixture,

2.	direct chlorine gas feed, or

3.	calcium hypochlorite and water mixture.

Calcium hypochlorite shall be comparable to commercial products known as HTH, Perchloren or Machochlor.  The chlorinating agent shall be applied at the beginning of the section adjacent to the feeder connection, insuring treatment of the entire line.  Water shall be fed slowly into the new conduit with chlorine applied in amounts to produce a dosage of 40 to 50 ppm.  Application of the chlorine solution shall continue until the required dosage is evident at all extremities of the newly-laid conduit.

Chlorine gas-water mixture shall be applied by means of a solution-feed chlorinating device.  Chlorine gas shall be fed directly from a chlorine cylinder equipped with a suitable device for regulating the rate of flow and effective diffusion of gas within the conduit.  Calcium hypochlorite shall be injected or pumped into the water conduit.  During the chlorination process, all intermediate valves and accessories shall be manipulated so that the strong chlorine solution in the conduit being treated will not flow back into the conduit supplying the water.  Hydrostatic testing of water conduit containing the chlorine mixture will not be allowed.

A residual of not less than 5 ppm chlorine shall be produced in all parts of the water conduit and retained for a minimum period of 24 hours, after which it shall be flushed from the conduit at its extremities until the replacement water tests are equal chemically and bacteriologically to those of the permanent source of supply.  In no instance will a water conduit be chlorinated before "open-bore" flushing.

CHLORINATION

| Conduit Diameter | Dosage (oz. per 100 feet) |
| --- | --- |
| 6-inch | 1.35 oz |
| 8-inch | 2.75 oz |
| 10-inch | 4.30 oz |
| 12-inch | 6.19 oz |
| 16-inch | 11.00 oz |

The above table is to be used as a guide for chlorinating mains by the calcium hypochlorite and water mixture method.  The given dosage per 100 feet results in a chlorine solution of 40 to 50 ppm.  This dosage takes into account that Contractors most frequently use granular HTH, which is 65 percent pure.  If another chlorinating agent is used, the dosage must be adjusted.  Caution should be exercised against producing too high a concentration of chlorine in the conduit.

After completion of all testing, all test and air vent copper pipe shall be removed and the corporation cock closed at the main in the presence of the Engineer and the Water Utility.

627-3.08  As-Built Plans and Working Drawings.  Add the following subsection:  A complete and accurately dimensioned record of all deviations, deletions, additions and alterations from and to the contract plans and specifications shall be maintained by the Contractor to indicate the work as actually installed.  This as-built information shall be recorded on a print of the plans affected and on the applicable pages of the specifications with supplementary notes.  This record set of plans and specifications shall be kept by the Contractor showing record conditions of all conduit and appurtenances installed.  Conduit and appurtenances shall be referenced by stationing, showing design line and grade, and as-built line and grade.

When each water system is completed, the Contractor shall certify the accuracy of the construction survey notes and of each revision on the plans and in the specifications by written signature endorsement, and deliver them to the Engineer prior to final acceptance of the system by the Water Utility.

627-4.01  Method of Measurement.  Delete subparagraph 1 in it's entirety and substitute the following:

1.	Water Conduit.  Measurement for water conduit with appurtenances will be per linear foot of horizontal distance of the various sizes and classes furnished and installed as set forth in the Bid Schedule.  Measurement will be from station to station as staked in the field and as shown on the plans, except where the grade exceeds 25 percent, in which case measurement will be by actual conduit length.  Fittings, tees, reducers, crosses, bends, couplings, etc., for water conduit shall be included in the linear foot cost of the water main.

Add the following:

6.	Adjustment of Valve Box.  Measurement will be the number of valve boxes adjusted for final grade only.

627-5.01  Basis of Payment.  Delete the second paragraph and add the following:  The unit bid prices will include all necessary excavation to plan grade, and backfill of native materials outside the normal lines of the roadway structural section.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(3) Unclassified Excavation.  Backfill to replace unsuitable material will be paid in accordance with Section 203.

Preparation of as-built plans will not be paid for separately, but will be subsidiary to work performed under this Section.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

627(16-12)	Lower Existing 12-Inch	Linear Foot

Water Conduit

627(16-36)	Lower Existing 36-Inch	Linear Foot

Water Conduit

(10/1/91)

SECTION 635

INSULATION BOARD

Special Provision

635-1.01  Description.  Add the following:  Insulation will be placed between a storm drain and a sanitary sewer or water line when the separation is less than 3-feet.  This work will also consist of placing a sand blanket bedding under and over the horizontal insulation boards.  Insulation board will also be placed in back of those designated retaining walls.

635-2.01  Materials.  Add the following:  The insulation board shall be rigid, homogeneous, and essentially unicellular, and shall conform to the following:

| PROPERTY | STANDARD | VALUE |
| --- | --- | --- |
| Compression Strength, Min., @ Yield, or 5% Compression | AASHTO M230 | 35 psi |
| Water Absorption Max. % by Volume | AASHTO M230 | .25% |
| Thermal Resistance R-value @ 75F F-SF-Hr/BTU | ASTM C177 | As Follows: |
| Adjacent to Utilities |  | 17 |
| Bridge Abutments |  | 20 |
| Embankments |  | 14 |
| Retaining Walls |  | 10 |

Sand blanket material shall contain no muck, frozen material, roots, sod, or other deleterious material.  It shall have a plastic index not greater than 6 as

determined by AASHTO T-89 and T-90.  Grading, as determined by Alaska T-7 will be as follows:

| Sieve Designation | Percent Passing by Weight |
| --- | --- |
| _-inch | 100 |
| No. 4 | 95-100 |
| No. 200 | 0-6 |

635-3.01  Construction Requirements.  Delete the second paragraph and substitute the following:  The horizontal insulation board shall be laid on a sand leveling course, and covered with sand blanket material, spread and compacted to a depth of 4-inches prior to the placing of subsequent lifts.  Spreading and compacting equipment shall be approved by the Engineer.

635-4.01  Method of Measurement.  Delete and add the following:  Insulation board will be measured in final position by the square foot, including transitions, regardless of thickness, complete and accepted.

Sand blanket and leveling course will not be measured for payment.

635-5.01  Basis of Payment. Add the following:  Sand blanket and leveling course will not be paid for separately, but will be subsidiary to Item 635(2) Insulation Board.

Add the following Pay Item:

Pay Item No	Pay Item	Pay Unit

635(2)	Insulation Board	Square Foot

(10/1/91)R57

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  Method of Measurement.  Delete Item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)S41

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  Description.  This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.

641-1.02  Submittals.  Five days prior to the preconstruction conference, the Contractor shall submit for acceptance a plan for accomplishment of temporary and permanent erosion and pollution control measures throughout the life of the contract.  This plan shall, as a minimum, include the following:

1.	Notice of Intent (NOI) to utilize the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska.

2.	Storm Water Pollution Prevention Plan (SWPPP).

3.	Hazardous Material Control Plan (HMCP).

The NOI and SPPP shall be prepared in accordance with the requirements of the NPDES General Permit for Alaska (General Permit) and the Contractor Guidance for Preparing and Executing Storm Water Pollution Preventions Plans (Storm Water Manual).  When completing the NOI, the Contractor is the "Operator, Discharger, and Permittee" and the Department is the "Owner".

The HMCP is the Contractor's plan for the containment, cleanup, and disposal of waste material, as well as petroleum products or other hazardous substances generated by construction equipment or activities.  A list of quantities and types of equipment and materials available on site to be used for hazardous substance containment and cleanup shall be included.

The Contractor shall mail the NOI to the U.S. Environmental Protection Agency via Certified Mail, and shall send copies to the Engineer and the Alaska Department of Environmental Conservation Stormwater Coordinator.  Earth disturbing work shall not begin until 48 hours after the NOI has been postmarked.

The Contractor shall submit required amendments to the NOI or SWPPP to the Engineer at least 14 days prior to performing work affected by such amendments.

The Contractor shall submit a Notice of Termination (NOT) in accordance with the General Permit to the Engineer following completion of the final stabilization of the project.

641-2.01 Construction Requirements.  The Contractor shall comply with all requirements of the NPDES General Permit for Alaska.  The Contractor shall provide the Engineer with a copy of all inspection reports required by the Permit within three days of the inspection date.  Compliance with the NPDES General Permit for Alaska does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

641-3.01  Method of Measurement.  Erosion and Pollution Control Administration will not be measured for payment.

Erosion and Pollution Control will be measured in the manner specified in the order authorizing the work.

641-4.01  Basis of Payment.  Item 641(1), Erosion and Pollution Control Administration will be full compensation for administration of erosion control, including preparing and amending plans, inspecting, monitoring, reporting, and record keeping.

Item 641(2), Erosion and Pollution Control will be full compensation for providing all required labor, equipment, and materials.

Failure to comply with the requirements of the NPDES General Permit for Alaska within 24 hours notice by the Engineer will result in withholding an amount equal to five percent of the total amount earned from all subsequent

progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the General Permit.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution	Lump Sum

Control Administration

641(2)	Erosion and Pollution	Contingent

Control	Sum

(2/2/93)R59

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix B.

642-3.01  Construction Requirements.  Add the following to the third paragraph:  Prior to any work on the project, the Contractor's survey crew shall stake and reference the construction centerline.  The Contractor will be required to reference the existing centerline at 100-foot intervals on tangents, and 50-foot intervals on curves.  In areas of lane widening, the Contractor will be required to reference the existing edge of pavement in addition to the centerline.  The reference stake shall be a minimum of 1 inch by 2 inches and shall show the offset distance to centerline and the station from the beginning of the project.  The Contractor shall provide centerline and shoulder profiles extending 300 feet beyond the limits of the pavement removal and dig-out areas.   Such adjustment as may be required to the planned roadway grades shall be made by the Engineer and shall not be considered extra work.  This profile information shall be provided to the Engineer immediately upon its completion, along with checked computations on all level loops, but in no case later than 7 calendar days before slope staking or blue topping.  (9/1/89)R61

Add the following after Item 11.:

12.	The Contractor's survey crews shall comply with approved Traffic Control Plans.  Crews shall coordinate their activities with the project's Worksite Traffic Supervisor.

642-4.01  Method of Measurement.  Add the following:  Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed by written order of the Engineer.  The quantities shown on the Bid Schedule for this item are for Bidding purposes only, and the actual quantity in the field may vary as directed.  It is not intended to cover survey costs due to minor overruns (10 percent or less) in items which require staking of individual installations, including but not limited to culverts, guardrail, approaches, signs and drainage structures.

642-5.01  Basis of Payment.  Add the following:  If additional work as stated above is performed by a two person survey party, hours paid for under Item 642(2) Three Person Survey Party will be 75 percent of the hours worked.  If additional work as stated above is performed by only one person, hours paid for under Item 642(2) Three Person Survey Party will be 32 percent of the hours worked.

(10/1/91)R60

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  Traffic Control Plan.  Add the following to the first paragraph:  A Traffic Control Plan (TCP) shall also indicate the method of safely routing pedestrian traffic through or around the construction zone.

If the Contractor elects to use the TCP's provided in the Plan set, then the Contractor shall supplement those TCP's with provisions for pedestrian traffic for approval by the Engineer.

Delete the second paragraph and substitute the following:  TCP's are required for each worksite.  TCP's included in the Plans are acceptable for use with the concurrence of the Engineer.  The Contractor may elect to modify them or design alternative TCP's.  All modified and/or alternative TCP's shall be submitted for approval of the Engineer.  The Contractor shall allow three weeks for review of any submitted TCP or one week for each subsequent correction.  Changes in the TCP resulting from unforeseen circumstances may be allowed during construction, provided a minimum of 48 hours are allowed for review, and the changes are approved by the Engineer.  The Contractor shall respond and make field changes as the Engineer directs.

Add the following to the third paragraph:  All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

Add the following to the fourth paragraph:  Plan sheets developed on AutoCAD can be made available, upon request, for use in preparing TCP's.

(6/11/93)R173

Add the following:  The Contractor should be aware that his Traffic Control Plan may require traffic signal timing, re-timing, deactivation, or reactivation.  The Contractor shall coordinate and schedule this work with the Municipality of Anchorage who will make all the necessary signal timing adjustments.  It is estimated that approximately four hours per week per signalized intersection at a cost of $50/hour for regular time and $100/hour for overtime will be required.

643-1.03  Worksite Traffic Supervisor.  Delete the second sentence of the first paragraph and substitute the following:  The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Lines Specialist by the International Municipal Signal Association (IMSA), or,

3.	Be currently certified as a Worksite Traffic Technician by ATSSA, or,

If the individual is certified under Items 2 or 3 above, the Contractor shall submit documentation that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work.  The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system.  Having persons that actually perform the labor under one's control would satisfy this requirement.

643-1.04  Construction Phasing Plan.  Add the following:

4.	General.  Rehabilitation of East 5th Avenue, East 6th Avenue, Ingra Street, and Glenn Highway generally includes four types of work:

Drainage improvements including construction of a new storm drain system along East 5th Avenue, East 6th Avenue, and Ingra Street.

Replacement of curbs, base and pavement along East 5th Avenue, East 6th Avenue, and Bragaw Street Intersection.

Milling existing pavement and base and then repaving the Glenn Highway.

Addition or extension of turn lanes.

Two control strategies are required for this project.  One strategy will close off an entire section or one direction of a roadway during reconstruction.  The second will maintain 2-way traffic on the section under construction.  The first method (closing the section under construction) shall apply to areas of signalized intersections and raised medians.

Scheduling construction of East 5th Avenue, East 6th Avenue, and Glenn Highway shall be coordinated with other construction projects in the area to avoid detour conflicts.  See Section 105-1.07, Cooperation between Contractors, for a list of projects planned for construction during this Contract.

5.	Hours of Work:

Night Work shall mean from 8:00 PM to 6:00 AM Monday through Sunday.  The Contractor shall comply with the conditions and restrictions of the Noise Permit.

Weekend Work shall mean from 8:00 PM Friday to 6:00 AM Monday.  Memorial Day, Independence Day, and Labor Day are included in the weekend.  The Contractor shall comply with the conditions and restrictions of the Noise Permit.

Peak Hours shall mean the following:

Westbound only - 6:30 AM to 9:00 AM, Monday through Friday.

Eastbound only - 3:30 PM to 6:30 PM, Monday through Friday.

Independence Day (July 4), Memorial Day and Labor Day are not included in Peak Hours.

Where work is restricted to off-peak hours, the Contractor is restricted from lane closures in the direction of the peak hour traffic.  Lanes in the opposite direction of the peak hour traffic are assumed to be off-peak.

6.	Closing Section of Road:  Unless otherwise indicated in the individual Work Segments, lane closures shall be used during the pavement removal, construction of appurtenances, planing and paving of signalized intersections, and sections of road that have raised medians.  Closures of the major intersections and certain other sections as shown in the TCP shall be done on weekends and/or during the night unless otherwise specified on the TCP.

7.	Maintaining One Way and Two Way Traffic:  In areas of the project, where traffic is maintained through the Work Zone, the minimum lane width allowed shall be 11 feet measured from the face of curb and 10 feet without curb.

Where curb is being replaced, the adjacent traffic lane shall be closed and merged into the remaining lane(s) around the Work Zone.  In certain areas where the center median is raised, curb Work shall be scheduled for off peak hours.

8.	Work Segments:  The following signalized intersections or sections of roadway shall be reconstructed on weekends and/or at night.  Curb removal and replacement shall be done off peak hours only.   Pavement removal, underground work, excavation, and paving shall be done on weekends and/or at night.  Signal detection shall be fully operational and all traffic lanes paved and opened for traffic by the end of the weekend or end of the night Work shift.

# 8	5th Ave. and Gambell St.	BOP to E5 51+50

# 9	5th Ave. and Ingra St.	E5 56+00 to E5 58+50

#12	5th Ave. and Airport Hts.	E5 120+50 to N & S 132+00.

#13	Glenn Hwy. and Bragaw St.	N & S 161+50 to N & S 166+00

#14	6th Ave. and Gamble St.	BOP to E6 51+40

#15	6th Ave. and Ingra St.	E6 55+30 to E6 58+60

#16	4th Ave. and Ingra St.	I 46+00 to I 49+50

#17	3rd Ave. and Ingra St.	I 42+00 to I 46+00

Work Segment #17, Ingra Street, shall remain open to emergency vehicles at all times.  Special signs may be required for directing non-emergency traffic to the Alaska Native Medical Center (ANMC).  Prior to operating compacting equipment near the ANMC the Contractor shall meet with the Engineer and the ANMC Facility Engineer, phone 257-1257, to schedule compaction times and determine equipment types.  Due to vibration affects, vibratory equipment may not be allowed.

The remaining intersections shall be paved in conjunction with paving East 5th Avenue, East 6th Avenue, and Glenn Highway.

5th Avenue - Gambell Street to Medfra Street:

One-Way Traffic

Work Segment #1	"E5" 51+50 to "E5" 71+60

Two lanes shall be kept open during peak hours.  One lane shall be kept open during off peak hours.  Work on this segment should be scheduled during adjacent intersection closures when possible.

During storm drain installation the south parking lane and through lane adjacent to it shall be closed with an appropriate lane closure.

During curb removal and replacement the adjacent parking or travel lane shall be closed.  Only one parking lane on each side shall be closed at the same time.

5th Avenue - Medfra Street to Airport Heights:

Two-Way Traffic with Flush Median

Work Segment #2 "E5" 71+60 to "E5" 108+00 excluding Work Segment #10

Work Segment #4	"E5" 113+50 to "E5" 120+50

A minimum of one through lane each direction shall be open to traffic at all times.  Left turns shall be prohibited to and from side streets and driveways when one lane traffic in each direction is in effect.  To increase the capacity of the single lane in each direction, driveways shall be closed when alternate access is available.

During storm drain installation the inside travel lanes shall be closed as shown in the TCP.  One lane traffic each direction will be in effect within the work zone.  Portable concrete barrier shall be used to separate the traffic from the excavated materials as necessary, but shall be removed on a daily basis when the trench has been backfilled to existing grade.  Since the flush median will not be temporarily patched, other channelization devices will be required to close the median until paving.

During curb removal and replacement the adjacent traffic lane shall be closed.  Only one traffic lane in each direction shall be closed at the same time.

During paving of the outside lane one traffic lane shall be closed and the traffic detoured into the newly paved flush median as shown on the TCP.

Operations requiring closure of more than one traffic lane in the same direction such as installation of storm drain leads shall be performed at night and/or on weekends.

Work Segment #3 - Not Used

Glenn Highway - Airport Heights to McCarrey Street:

Two-Way Divided Highway

Work Segment #5  "N"&"S" 132+00 to "N"&"S" 161+50

Work Segment #6  "N"&"S" 166+00 to ""N"&"S" 182+31

No work on this segment during peak hours.  Work on this segment should be scheduled during adjacent intersection closures when possible.  A minimum of one lane in each direction shall be open to traffic during work on these segments which does not occur during adjacent intersection closures.

6th Avenue - Gambell Street to Medfra Street:

One-Way Traffic

Work Segment #7 "E6" 51+40 to "E6" 72+79 excluding Work Segment #15.

A minimum of one lane shall be kept open during all work.  Work on this segment should be scheduled during adjacent intersection closures when possible.

During storm drain installation the south parking lane and through lane adjacent to it shall be closed with an appropriate lane closure.

During curb removal and replacement the adjacent parking lane shall be closed.  Only one parking lane on each side shall be closed at the same time.

5th Avenue and Concrete Street Intersection:

Two-Way Traffic with Flush Median

Work Segment #10	"E5" 85+50 to "E5" 89+50

Note:  Requirements for Work Segment #2 shall apply for this segment.

Concrete Street shall be closed and detoured at Commercial Drive.  Left turns on East 5th Avenue shall be prohibited to and from Concrete Street and driveways when one lane traffic in each direction is in effect at the intersection.  Signals shall be covered and inactive when left turns are prohibited.  Driveways shall be closed if alternate access is available.

5th Avenue and Reeve Boulevard Intersection:

Two-Way Intersection

Work Segment #11	"E5" 108+00 to "E5" 113+50

Note:  Requirements for Work Segment #4 shall apply for this segment.

Reeve Boulevard shall be closed and detoured at Commercial Drive during off peak hours.  Signals shall be covered and inactive during off peak construction.  Left turns on East 5th Avenue shall be prohibited to and from Concrete Street and driveways when one lane traffic in each direction is in effect.  Westbound traffic shall not be prohibited from using the right turn lane to Reeve Boulevard.  Driveways shall be closed if alternate access is available.

Ingra Street - 3rd Avenue to 1st Avenue:

Two-Way Traffic

Work Segment #18	"I" 35+05 to "I" 42+00

Segment shall be closed and detoured during storm drain installation.

643-1.06   Public Relations Program.  Add the following Subsection:  The Contractor shall be responsible for the following tasks:

1.	Public Meetings.

a.	Prepare a project description, including traffic maintenance features for presentation at a meeting of each of the Community Councils which represent areas affected by this project.  The meetings attended shall be the last regularly scheduled meetings prior to the beginning of construction.  Presentation size visual aids shall be used to help explain the project to the general public.  Be prepared to respond to questions following the presentation.

b.	Act as the Contractor's representative and spokesperson, able to commit the Contractor to courses of action when needed to resolve problems.

c.	Attend an additional five public meetings, if required, as requested by the Engineer.

2.	Weekly Notices.  Write and submit weekly public information notices that identify road closures, restrictions to traffic, and detours.  These notices shall be in a format approved by the Engineer and shall contain telephone numbers for additional information.  The notices shall be hand carried or faxed to the list of local news broadcasting media, emergency services and public service organizations provided by the Department.  Notices shall be submitted at the following times:

a.	One week prior to the beginning of construction,

b.	Wednesday of each week during construction, and

c.	Prior to any major change or disruption to traffic or local access.

Provide public service announcements (PSA) tapes to the top four listener rated radio stations at the beginning of the work week summarizing the expected work.

3.	Mailouts. Design and distribution of mailouts, to be approved by the Engineer, which shall contain:

a.	A map of the project,

b.	The construction schedule,

c.	The Contractor's project office phone number,

d.	The Engineer's project office phone number,

e.	A 24-hour contact phone number for Contractor,

f.	A 24-hour contact phone number for Engineer,

g.	A listing of locations where current project information may be obtained,

h.	A description of impacts to abutting property accessing the project,

i.	Detailed traffic information, such as lane or intersection closures, and corresponding detours,

j.	Effective dates of closures and detours.

Mailouts shall be distributed under the following conditions:

a.	One week prior to the start of work, mailouts shall be sent to all addresses which are within one city block on either side of 5th Avenue, 6th Avenue, and Glenn Highway within the project limits.

b.	One week prior to the start of work in each of the individual work segments as defined by the Special Provisions, mailouts shall be sent to all addresses which are within one city block on either side of the project and within the limits of the work segment.

4.	Daily Notices.  Provide daily information to those news broadcasting media which provide non-paid public service road reports or "eye in the sky" road reporting.

5.	Other Agency Coordination.  Coordinate with the Anchorage People Mover Transit System and Ride Share to take advantage of programs which will help decrease traffic through the project, such as Park and Ride with express bus service, Ride Share, and Car Pooling.  Coordinate with emergency service providers (police and fire) and school bus operators.

6.	Final Report.  Before project completion, submit a report evaluating the PR program as detailed under this Subsection.  This report shall include an outline of the program, an analysis of the program's effectiveness, and suggestions on how to improve the program's effectiveness, economy, and usefulness on future projects.

7.	Miscellaneous.  All visual aids shall be oriented with the north arrow pointing to the top.

643-2.01  Materials.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8-feet.

Delete numbered paragraph 8. in its entirety and substitute the following:

8.	Temporary Pavement Markings.  Work zone pavement markings shall be either paint conforming to Subsection 708-2.03 with glass beads conforming to Subsection 712-2.08, preformed marking tape (removable or non-removable) conforming to Subsection 712-2.14, or temporary raised pavement markers conforming to Subsection 712-2.15 or 712-2.16, as appropriate.  The markings shall be applied in accordance with Section 670, Traffic Markings, and the manufacturer's recommendations.

Add the following:

12.	Portable Changeable Message Board.  Portable changeable message board shall be truck or trailer mounted with a self-contained power supply for the sign and shall have the following features:

a.	Message panel size of 5 ft - 8 in by 7 ft - 5 in, minimum, with a capacity for a three line message.

b.	Eight character display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least 7 feet above the pavement to the bottom of the message panel.

k.	The capacity to operate with a battery pack for 2 hours under full load.

13.	Pedestrian fence shall be orange, 4-feet high, with posts as recommended by the manufacturer and shall be one of the following, or equivalent:

a.	"Safety Fence" as manufactured by Service and Materials Company, Inc., 2200 South J. Street, Elwood, Indiana, 46036, (317)552-3352.

b.	"Flexible Safety Fencing" as manufactured by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706, (702) 883-5104.

c. 	"Safety Fence" as manufactured by The Plastic Net Corporation, 1048 Niagara Street, Buffalo, New York, 14213, (716)883-4400.

643-3.01  General Construction Requirements.  Add the following:  The Contractor shall treat pedestrian traffic as part of the travelling public.  The Contractor shall provide and maintain pedestrian access through the construction area at all times.  Street crossings for pedestrians shall be only at signalized intersections.  In areas where work activities impact pedestrian movement, temporary access shall be provided to allow pedestrians to reach the nearest signalized intersection.  The temporary pedestrian access shall be a minimum of four feet wide and be separated from the work area by pedestrian fencing.  In work areas where construction activity encroaches onto existing or temporary pedestrian pathways, the Contractor shall have a designated employee to assist pedestrians through the work area.

643-3.03  Public Notice.  Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  Advertisements shall encourage the use of the People Mover Bus System and/or car pooling, and shall be published in the Anchorage Daily News.

The Contractor shall indicate on the ad order a first preference for the local news section, and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

The Contractor shall notify business and residents that front on East 5th Avenue, East 6th Avenue, Ingra Street, or Glenn Highway, or are located on dead end streets accessing these streets, of scheduled road closure or of curb and driveway reconstructions affecting them.

The property owners within the work segment shall receive the notices (flyers) a minimum of one week prior to commencement of work within the segment.

A Change Order is not required for newspaper advertisements, the Notice-to-Proceed shall constitute the notice required to initiate newspaper advertisements.  (12/8/92)R167

643-3.04  Traffic Control Devices.  Delete Item 1. Embankments, and substitute the following:

1.	Embankments.  For roadways with a current Average Daily Traffic (ADT) greater than 4000, a portable concrete barrier shall be installed when a slope steeper than 3:1 exists for more than 12 consecutive hours within the following distances from the edge of traveled way:

| Posted Speed Limit | Excavation Areas | Fill Areas |
| --- | --- | --- |
| 55 MPH | 20 feet | 26 feet |
| 45 to 50 MPH | 18 feet | 24 feet |
| 40 MPH or less | 14 feet | 16 feet |

The portable concrete barriers shall have a minimum clearance of two feet from the work area and/or hinge point to allow for deflection if struck.  Barrier reflectors shall be mounted on the face of barrier adjacent to traffic on 50-foot centers a minimum height of 18 inches above the surface of the roadway.

For roadways with side slopes of 10:1 or flatter, the ends of portable concrete barriers shall be flared away from the roadway in accordance with the following:

| Advisory or Posted Speed | Shy Line1 and Flare Rate inside Shy Line |  | Total Offset2 and Flare Rate outside Shy Line |  | Roadway Approach Length3 |
| --- | --- | --- | --- | --- | --- |
| 55 MPH | 8.0 ft | 26:1 | 22 ft | 17:1 | 82 ft |
| 45-50 MPH | 6.5 ft | 21:1 | 18 ft | 14:1 | 67 ft |
| 35-40 MPH | 5.0 ft | 17:1 | 14 ft | 11:1 | 52 ft |
| 30 MPH | 3.5 ft | 13:1 | 14 ft | 8:1 | 52 ft |

Notes:

1.	Shy line is measured from the edge of traveled way.

2.	Total offset values are from the edge of traveled way to the end of the portable concrete barrier.

3.	Roadway approach length is the distance required at the end of the portable concrete barrier where a roadway side slope of 10:1 or flatter shall be maintained.

If the portable concrete barrier cannot be flared as indicated above, or for roadways with side slopes steeper than 10:1, a sloping end section for posted speed limits of 35 MPH or less, or a temporary crash cushion for posted speed limits 40 MPH or greater shall be used.

Delete numbered paragraph 4., Work Zone Pavement Markings in its entirety.

Under Item 5., Flagging, add the following after the first sentence of the first paragraph:  Each flagger shall be illuminated from the front to a level of light intensity not less than one foot candle during hours of darkness.

Under Item 5., Flagging, delete the last sentence of the sixth paragraph.

Under Item 5., Flagging, add the following:  Flaggers shall wear reflective clothing with markings on arms, legs and head.  Flaggers directing traffic through intersections shall wear orange gloves and orange helmets as approved by the Engineer.  Gloves and helmets shall not be faded or dirty such that their effectiveness as traffic control devices is impacted as determined by the Engineer.

643-3.06  Traffic Price Adjustment.  Delete the table at the end of this Subsection, and substitute the following:

$1,500 per lane-hour of delay.

Add the following:  When a Work Segment is not completed within the time listed below, the Contractor will have payment for this Contract reduced under Item 643(23), Traffic Price Adjustment.  In determining whether a 'Work Segment' is open for full vehicle traffic, it must have all work requiring lane restrictions, including but not limited to curb, sidewalk, asphalt, pavement markings, signing and lighting completed.  The maximum time allowed for completion of all work requiring lane restrictions is listed below for each Work Segment.  The completion time allowed starts on the day of the first lane restriction in the Work Segment and runs continuous for the time listed.  Storm drain work may be exempted from the start time if the disturbed pavement is patched and the lane markings are temporarily replaced, but the number of days worked on the storm drain will be deducted from the Time of Completion.

Lane restrictions not allowed by the TCP, such as during peak hours when not allowed or during the day when only night work or weekend work is allowed or during the week when only weekend restrictions are allowed, will be assessed the standard Traffic Price Adjustment, Item 643(23) at the rate of $1,500 per lane-hour of delay.

| WORK SEGMENT | TIME OF COMPLETION (days) |
| --- | --- |
| # 1 5th Avenue- Gambell St. to Medfra St. # 2 5th Avenue- Medfra St. to Reeve Blvd. # 3 Not Used # 4 5th Avenue- Reeve to Airport Heights # 5 5th Avenue- Airport Heights to Bragaw # 6 5th Avenue- Bragaw St. to McCarrey St. # 7 6th Avenue- Gambell St. to Medfra St. # 8 5th Avenue and Gambell Street # 9 5th Avenue and Ingra Street #10 5th Avenue and Concrete Street #11 5th Avenue and Reeve Boulevard #12 5th Avenue/Glenn Hwy and Airport Hghts #13 Glenn Highway and Bragaw Street #14 6th Avenue and Gambell Street #15 6th Avenue and Ingra Street #16 4th Avenue and Ingra Street #17 3rd Avenue and Ingra Street #18 Ingra Street- 3rd Avenue to 1st Avenue | 33 42* 33** 27 23 35 19 19 N/A N/A 21 19 19 19 19 19 8 |

*	Time noted assumes Work Segment #10 will be included in the construction of this segment.

**	Time noted assumes Work Segment #11 will be  included in the construction of this segment.

A Change Order is not required for Traffic Price Adjustment, the Notice-to-Proceed shall constitute the notice required to initiate Traffic Price Adjustment.  (12/8/92)R168

643-3.07  Maintenance of Traffic During Suspension of Work.  Delete the first sentence and substitute the following:  The Contractor shall schedule a preliminary meeting with the Engineer and Maintenance and Operations to take place approximately one month prior to seasonal suspension of work, or no later than September 30.  This meeting shall be to outline the work the Contractor expects to complete before shutdown and the condition the roadway is to be in.  There shall be no areas with concrete barriers located on both sides of the roadway.  The roadway shall be paved with permanent pavement markings and signing in place.  A winter shutdown Traffic Control Plan shall be submitted to the Engineer at this preliminary meeting.  Minimum lane widths for winter use shall be 12 feet.

643-3.08  Construction Sequencing.  Add the following:  The TCP for certain Work Segments provides for detouring of traffic during specific phases of the work.  If two (2) or more work segments have detours that conflict or could adversely impact each other, the Contractor shall schedule his operations and work schedule so conflicts do not occur.  Closures or detours for some work segments compliment work in other work segments by providing a detour that would not otherwise be available.  The Contractor shall schedule his work to take advantage of these situations (complements) when possible to reduce impact to the traveling public.  The following table shows where conflicts and compliments could occur.  It is based on the TCP included as part of these Plans and Specifications.

Construction sequencing for the major signalized intersections to be excavated and graded with new base is anticipated to be as follows:

1.	Install curbs.

a.	Close outside traffic lanes in accordance with the TCP.

b.	Remove existing curb.  This may require removal of an area of the asphalt adjacent to the curb.  In no case will removal of asphalt wider than 1 foot from the existing curb be allowed.

c.	Install curb and ramps.

d.	Protect curb during curing with Type II barricades.

2.	Base installation and first course of asphalt

a.	After appropriate curing of the curb, close intersection on a weekend or in accordance with the TCP.

b.	If the amount of work required to install detectors, conduits, storm drain, and miscellaneous buried utility crossings exceeds the time available during the intersections closure, the underground work can be scheduled and completed prior to closing the intersection for paving.  This can be accomplished by using lane closures at night.

c.	Excavate to subbase.

d.	Install storm drain.

e.	Install base course.

f.	Install detectors, conduits and other underground facilities.

g.	Place 1st lift of permanent asphalt and temporary striping.

h.	Open intersection for full traffic by end of allowed closure.

3.	Install final course of asphalt.

a.	Close intersection in accordance with the TCP.

b.	Pave the top (final) course of asphalt.

c.	Apply final pavement markings.

d.	Open the intersection for full traffic by the end of allowed closure period.

The Contractor may modify the above Sequencing Plan.  Any modifications to the sequencing or any new Sequencing Plan shall be submitted for approval of the Engineer.  The Contractor shall allow 1 week for review of any sequencing or each subsequent correction.  Changes in the work sequencing resulting from unforeseen circumstances may be allowed during construction provided 48 hours are allowed for review and the changes are approved by the Engineer.

643-3.09  Temporary Pavement Markings.  Add the following Subsection:  Permanent or Temporary Pavement Markings in accordance with this Subsection, approved Traffic Control Plans, and Parts III and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved roadways and detours, interim paving lifts, and roadways with seal coats and surface treatments are opened to traffic for longer than one continuous work shift.  This work may include restriping of the existing roadway prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with Subsection 670-3.04, Paint Removal.  Construction shall be staged so that no traffic is routed over conflicting markings, except as approved by the Engineer on a case by case basis, or as part of an approved traffic control plan, as follows:

At locations where the duration of the temporary alignment is in place no longer than one work shift, channelizing devices may be used in the conflict area, at on half or less the normal spacing.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings unless shown otherwise on the Plans, an approved Traffic Control Plan, or as directed by the Engineer.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required.  There will be no compensation to upgrade Temporary Pavement Markings for short term operations to those required for long term operations.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Temporary Pavement Markings on the final pavement surface.  They shall be completely removed and disposed of in conjunction with the placement of the final markings.  The complete removal shall include any residual adhesive that might misguide motorists.  Final pavement markings on finished pavement surfaces and long term pavement markings on other asphalt surfaces shall be in place before work is suspended for the winter.

Temporary Pavement Markings may not be required for construction activities that will be completed within one continuous work shift if the roadway is adequately delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.  The Engineer

shall determine the need for the Temporary Pavement Markings for these conditions.

1.	Long Term Operations.  Temporary Pavement Markings which will be in place for more than 2 weeks shall consist of full markings as if a permanent condition exists.

2.	Short Term Operations.  Temporary Pavement Markings which will be in place for less than 2 weeks shall be in accordance with Parts III and VI of the Alaska Traffic Manual with the following exceptions:

a.  Passing Zones.  Broken line pavement markings shall conform to Table 643-1.  This  applies to both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

TABLE 643-1*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 4 feet | 2 feet | 36 feet | 18 feet |
| Temporary Raised Pavement Markings | 3 units 3 feet on center | 2 units 2 feet on center | 34 feet | 18 feet |

TABLE 643-2*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 2 feet | 1 foot | 38 feet | 19 feet |
| Temporary Raised Pavement Markings | 1 unit 40 feet on center | 1 unit 20 feet on center | ____ | ____ |

* No passing markings and signing required per 643-3.09.2.b.

** Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

b.  No Passing Zones.  No passing zones, as detailed in Section 3B-3 to 3B-5 of the Alaska Traffic Manual, shall be identified as follows:

Sections of asphalt concrete pavement roadways with an ADT of 2,000 vehicles per day or greater, shall have broken centerline markings conforming to Table 643-1, and no-passing markings consisting of a continuous 4-inch strip of removable preformed marking tape or temporary raised pavement markers placed on 5-foot centers in the no passing direction.  If a no passing condition exists for both directions of traffic, both directions shall be marked with the two 4-inch stripes of removable preformed marking tape separated by approximately 3 inches, or two temporary raised pavement markers placed approximately 3 inches apart on 5-foot centers and the broken centerline markings are not required.

Sections of asphalt concrete pavement roadways with an Average Daily Traffic (ADT) of less than 2,000 vehicles per day, and seal coat and surface treatment pavements shall be marked with temporary pavement markings conforming to Table 643-2 and shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs.  The signs shall be supplemented with two 18-inch by 18-inch, minimum size, fluorescent red-orange flags mounted above the signs.  The signs shall be mounted so that the bottom of the sign is at least 5 feet above the adjacent roadway.

c.  Other Markings.  It will not be necessary to install arrows, legend, stop lines, crosswalks, or right edge line markings.  Railroad crossing markings are required for areas that have sight restrictions or high accident experience.  Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps.  All other types of markings are required.  These include channelizing lines and gore area outlines.

d.  Short Term Markings on Seal Coats and Surface Treatments.  Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for short-term markings on seal coat and surface treatment pavements.  The markers shall be installed prior to the application of the asphalt surface material and cover coat.

On multicourse surface treatments the temporary raised pavement markers shall be installed following the full width application of the first layer of cover coat.  The markers shall be installed on each day's completed surface before the pilot car operations are removed and unescorted traffic is allowed on the surface treatment in accordance with Table 643-2.

If the temporary raised pavement markers cannot be adequately secured to the first course of the cover coat material with the marker's flexible bituminous adhesive, the Contractor shall secure them to the surface with two nails and washers, of the appropriate length and area, so the nails do not pull through the foot of the marker.

After application of the asphalt and cover coat material, the vinyl protective cover shall be removed to expose the retroreflective surfaces of the marker.  Temporary markers shall be installed so that the foot of the marker unit is facing the direction of the approaching distributor.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days.  Final pavement markings shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline seal coat or surface treatment.  Seal coat and surface treatment pavements are exempt from the two week requirement stated in short-term operations.

643-4.01  Method of Measurement.  Add the following to Item 1.:  Newspaper advertisements will not be included in measurement for Traffic Maintenance.

Delete the second sentence of the first paragraph under Item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the Bid Items that are installed, accepted and maintained in place during the life of this Contract.

Delete numbered paragraph 6. in its entirety and substitute the following:

6.	Temporary Pavement Markings will be measured by the single stripe station.  A single stripe is a marking or a temporary raised pavement marker four inches in width.  Wider striping will be measured as multiples of four inches.  Centerline gaps will not be deducted from measurements.  Installation of any word and symbol markings as well as the removal of the Temporary Pavement Markings will not be measured separately but will be subsidiary to this item.  The No-Passing Zone signing, as described in Subsection 643-3.09, 2., b., will not be measured separately but will be subsidiary to this item.

Delete paragraph 7., Seasonal Pavement Markings in its entirety.

Add the following:  Item 643(25) Portable Changeable Message Board will be measured by the calendar day for each sign used as approved by the Engineer.

Newspaper advertisements will not be measured for payment.

Providing a "hot-line road report" telephone with pre-recorded message will not be measured for payment but will be subsidiary to Item 643(1), Traffic Maintenance.

Item 643(26) Public Relations will not be measured for payment.

Item 643(32) Pedestrian fence will be measured by the linear foot.

643-5.01  Basis of Payment.  In the second paragraph, delete Item 1., Seasonal Pavement Markings.

In the fourth paragraph, delete Pay Item 643(14) Seasonal Pavement Markings.

Standard Modifications

643-5.01 Basis of Payment.  Change the pay unit for Item 643(3), Permanent Construction Signing, from "Calendar Day" to "Lump Sum."

(5/7/91)M40

Special Provisions

Change the pay unit for item 643(11), Portable Concrete Barrier, from "Each" to "Linear Foot".

Add the following:  Payment for Item 643(25) Portable Changeable Message Board will be full compensation for all labor, equipment, and materials to provide, move, maintain, program, and operate a portable message board on the project.

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent.  Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Item 643(32), Pedestrian Fence will be paid by the linear foot of fencing installed, maintained and removed at locations designated by the Engineer.

Payment for traffic signal timing or retiming adjustments performed by the Municipality of Anchorage will not be paid for separately, but will be subsidiary to the appropriate Items of work performed under Section 660 or Section 643.

Add the following Pay Items:

Pay Item No.	Pay Item	 Pay Unit

643(25)	Portable Changeable Message	Calendar

Board	Day

643(26)	Public Relations	Lump Sum

643(29)	Newspaper Advertisements	Contingent

Sum

643(32) 	Pedestrian Fence 	Linear Foot

(2/14/92)R62 R111 R141

SECTION 644

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

Special Provisions

644-2.01  Field Office.  Delete this Subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work through 30 days after issuance of the notice of project completion.  The following office requirements shall be met:

1.	A minimum of 1000 square feet of floor area.  The office area shall be divided so that it contains an office room separated by a closable door.  The office room shall have a minimum of 150 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 cycle power.

4.	A minimum of 100 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 16 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities provided.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

10.	Located within five miles of the project.

644-2.02  Field Laboratory.  Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Delete the second paragraph and substitute the following:  The laboratory shall include a concrete slab, 8 feet by 10 feet by 4 inches thick, suitable for mounting a Gilson shaker and other equipment.  The slab shall be installed within an enclosed adjacent structure having a door, a window, a worktable, an exhaust fan, and adequate lighting and heat.

Add the following:  The Contractor shall supply 240 volt, 60 cycle power, a 100 lb. propane bottle, and a 500-gallon capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

644-4.01  Basis of Payment.  Add the following:  Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory.

(5/4/93)R63

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  Description.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this Contract will be as shown on the Bid Schedule.

645-2.01  Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, Items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j, and 7.1, located in the "green pages" of this document.

645-3.01  General.  The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the work force in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to Contract Award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office Engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some off-site training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for off-site training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following:  contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the off-site training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the Contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to Contract Award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this Section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the Contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02  Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the Contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03  Subcontracts.  In the event the Contractor Subcontracts a portion  of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the Subcontractor.  Any such Subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with Subsection 645-5.01, Basis of Payment.

645-4.01  Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this Section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/ trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  Basis of Payment.  Payment will be made at the Contract Unit Price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of Subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these Specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	Provide the required hours of training (as shown on the approved Form 25A311),

2.	Train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	Hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program	Labor Hour

___Trainees/Apprentices

(10/29/91)S16

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.01  Description.  Add the following:  This work shall also include furnishing and installing conduit enclosed traffic detector loops as shown on the Plans.

660-1.02 Regulations and Code.  Add the following:  Underground conduit fill and bending shall conform to the National Electric Code.

660-1.05  Maintaining Existing and Temporary Electrical Systems.  Delete this Subsection in its entirety and substitute the following:  The Contractor shall provide all work required to maintain, and reinstall when necessary, the following existing and temporary systems:

1.	Traffic signal,

2.	Highway lighting,

3.	Flashing beacon, and

4.	Sign illumination systems.

They shall be kept in effective operation during the progress of the work, except when shutdown is permitted to allow for alterations or final removal of the systems.  Systems shall be considered in effective operation when there are no damaged, inoperative, or malfunctioning components, and they operate as designed.  The State will pay for all electricity required for the operation of the systems, if they are in effective operation and the public benefits from their operation.  Replacement equipment shall be compatible with existing equipment used in the Central Region.

Signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets shall be relocated or replaced whenever they are closer than 6-feet to the travelled way.

During the various phases of construction, the Contractor shall shift the signal heads as required so they are aligned both horizontally and vertically with the approaches in accordance with the following:

1.	For a signal mounted overhead, the height above the travelled way to the bottom of the signal shall be minimum 17.5 and maximum 19.0 feet.

2.	For a side mounted signal, the height above the travelled way to the bottom of the signal shall be minimum 9.0 and maximum 11.0 feet.

3.	An overhead signal controlling a single lane shall be in line with the center of the lane.

4.	The overhead signal controlling two lanes and each of the two overhead signals controlling three lanes shall be in line with the stripe separating the lanes.

5.	If, when the travelled way is moved, the side mounted far right signal head is located such that the horizontal angle to it from the center of the farthest left through lane at the stop bar exceeds 20 degrees, then it shall be moved to an overhead location.  If there are two or three through lanes, then all overhead signal heads shall be realigned so that one is centered over each lane.  If there is one through lane, then the former side mounted signal head shall be located 8 feet to the right of the existing overhead signal.

6.	For a pedestrian signal, the height above the travelled way to the bottom of the signal shall be minimum 7.0 and maximum 9.0 feet.

7.	All signal heads shall be aimed so they conform with Subsection 660-4.01, Installation Details.

Signal system shutdowns shall be limited to periods during normal working hours as specified in Section 643, Traffic Maintenance, during which flag control shall be used.  Lighting system shutdowns shall not interfere with the regular lighting schedule.  Local traffic enforcement and maintenance agencies shall be notified prior to any shutdown of a traffic signal system.

When the Contractor begins work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include repair or any damage prior to the date of the transfer of maintenance responsibility.  Therefore, before commencing work on the project, the Contractor should inventory the condition of the existing equipment and present written documentation of all damaged, inoperative, and malfunctioning electrical equipment.  This equipment shall be inspected jointly by the Engineer and the Contractor.  If the Contractor begins work before he provides the Engineer with an inventory, he waives the right to claim extra compensation when any component is later found to be damaged, inoperative, or malfunctioning.

At the Preconstruction Conference, the Contractor shall furnish the Engineer with the name and telephone number of the person responsible for maintaining existing and temporary electrical facilities.  This person shall be available at all times until the date of Acceptance for Traffic and Maintenance and have access to all labor, materials, and equipment required to complete any repair.

Repair work on traffic signals shall begin within one hour of notification.  If repairs are not completed as required, then the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor.  The Contractor shall maintain a hand printed record of all work performed on the signal system in the diary found in each controller cabinet.  Each entry shall include the following:

1.	The date(s) and time(s) the changes or maintenance operations began and were completed, and the names of the crew members completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the changes or performing maintenance.

The Contractor shall ascertain the location of existing conduit runs, buried cables, junction boxes, and all underground utilities before using equipment that may damage such facilities or interfere with any system.

Where roadways are to remain open to traffic and existing lighting systems are to be modified, the Contractor shall energize the modified circuit by sunset on the same day he retires the original circuit.

When no longer required, the Contractor shall salvage all original and Department provided equipment in accordance with the Plans and Subsection 660-6.07, Salvaging Electric Equipment, and remove all other materials used in the temporary systems from the project.

660-1.06  Scheduling of Work.  Add the following Subsection:  Don McAllen (786-8355), with the Municipality of Anchorage (MOA) shall be contacted by the Contractor at least 24 hours prior to the cutting of any signal interconnect cable.  A representative of the MOA shall be on site during the cutting and splicing of this cable.  The Contractor shall have all materials needed for this splice and conduit tie-in on site prior to the cutting.  After cutting, the work associated with the installation of the additional conduit and splicing of the cable shall be completed as quickly as possible.  The Contractor shall not leave the site until this cable is spliced, in working order and accepted by MOA.

660-2.01  Excavating and Backfilling.  In the third paragraph, change "Subsection 204-3.01" to "Section 204".

Add the following after the third paragraph:  The first 6 inches of backfill shall be free of rocks exceeding 1-inch maximum dimension.

660-2.03  Foundations.  Delete the tenth paragraph.

660-2.04  Poles, Steel Pedestals and Posts.  Add the following:  All poles and mast arms shall be designed for 100 MPH wind speeds with gusts to 130 MPH.

The Contractor shall relocate existing standards per the Plans in a manner that maintains the existing condition.  The Contractor will be required to replace, at his expense, standards which are damaged or destroyed by his operations.  Relocated galvanized standards with rusted or scarred surface areas shall be repaired and recoated in accordance with Subsection 660-2.14, Galvanizing.  Repair and recoating of rusted or scarred surface areas less than or equal to 10 percent of each standard's total surface area will not be measured or paid for separately, but will be subsidiary to other work under this Section.

660-2.05  Conduit.  Add the following:  Trenching to install conduits across roadways with an existing paved surface will be allowed.  No trenching of new final course asphalt will be allowed.  No trenching of existing asphalt not scheduled for removal or overlay will be allowed.

Delete the ninth paragraph (the fourth paragraph on page 431).

660-2.08  Conductors.  Delete the second paragraph under Item 2., Power Conductors and Cables, and add the following:  Conductor insulation in cables consisting of three #8 AWG sized conductors shall be colored black, white, and red.  Conductor insulation in cables consisting of conductors larger than #8 AWG shall either be colored black, white, and red, or be black with printed numbers identifying each conductor per Insulated Cable Engineers Association (ICEA), method 4.

Standard Modifications

660-2.09(A)  Wiring.  In the seventh paragraph,  insert "and feeder" between "signal" and "conductors".  (5/7/91)M41

Special Provisions

660-2.09(A)  Wiring.  Add the following after the tenth paragraph:  The Municipality of Anchorage (MOA) shall perform terminal strip connections and channel assignments for all new detector lead in cable for existing traffic signals that are modified by this Contract.  The Contractor shall perform terminal strip connections at new traffic signals.  The Contractor shall label the lead-in cable and neatly store ten feet of cable within the controller cabinet.

Interconnect splices shall be made by the Municipality of Anchorage.  The Contractor shall label the interconnect cable and neatly store five feet of the cable within the terminal facility as shown on the drawings.

660-2.10  Bonding and Grounding.  Add the following after the first paragraph:  The Contractor shall install a bare, number 8 AWG, solid copper conductor in all conduits as the grounding conductor.  The grounding conductors shall be attached to the conduits using insulated throat grounding bushings, leaving one foot of slack between each grounding bushing.

All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed.  Grounding bushings shall be the threaded type.

Delete the fifth paragraph on page 441 and substitute the following:  Where conduit is installed as a spare or for future use, the aforementioned copper grounding conductor may be omitted.

Standard Modifications

660-4.01  Installation Details.  In numbered paragraphs 7 and 9, under "Loops", change "660-2.08" to read "660-2.09(A), Wiring".  (5/7/91)M42

Special Provisions

660-4.01  Installation Details.  Add the following after Item 9:

10.	The Contractor must saw cut existing pavement for loop installations in existing pavement.  Detection loops within 11 feet of another loop in the existing pavement shall have all existing pavement between the loops saw cut and removed, then repaved continuously.  All traffic markings removed as a result of loop installation in existing pavement shall be replaced with painted traffic markings to the original alignment and messages.  This work shall be subsidiary to Item 660(14) Conduit Enclosed Detection Loops.

Standard Modifications

660-5.02  Backplates.  In the last paragraph, change "660-2.16" to read "660-2.15, Painting".  (5/7/91)M43

Special Provisions

660-5.03 Signal Head Mounting.  Add the following:  New 12-inch diameter heads that replace existing side mount heads on poles shall reuse existing terminal compartments and brackets.  Existing terminal compartments and brackets shall be modified in alignment and length with new pipe spools and fittings.  The Contractor shall use existing cables and splice new cable (5c or 7c, No. 14) extensions, if necessary.

All mountings for new heads shall be painted in accordance with Subsection 660-2.15(2).

All conductor access holes drilled for signal heads shall be deburred inside and out to prevent scraping of the conductors.

Holes or pipe connections that are not used shall be repaired per Subsection 660-2.14.

660-6.01  Luminaires.  Add the following paragraph:  No paint may be applied to the reflecting surface of luminaire reflectors.

Luminaires shall provide the specified uniformities or better in the configurations listed in the table below.  Uniformity is defined as the average maintained illumination level divided by the maintained illumination at the dimmest point.  Uniformity shall be calculated using the manufacturer's current published photometric charts.  Uncorrected illumination values shall be derived by straight line interpolation between lines of the isofootcandle curves.  Computations shall be done assuming luminaires are located on one side of the roadway only.

| LUM TYPE | ROAD WIDTH | MTG HT | SPACING | LUM OFFSET | UNIFORMITY | INITIAL FOOT- CANDLES |
| --- | --- | --- | --- | --- | --- | --- |
| Offset | 36' | 50' | 275' | 22 | 3.0:1 | .99 |

Luminaire Type Definition:

Offset:	Pole top mounted luminaires designed to be offset between 20 and 50 feet from the edge of traveled way and angled between 30 and 50 degrees from the horizontal.

660-6.07  Salvaging Electrical Equipment.  Add the following to the first paragraph:  All equipment to be salvaged shall be delivered to the State Maintenance yard at 5820 E. Tudor Road, Anchorage.

Delete the fourth paragraph and substitute the following:  The following existing items not being reused shall become the property of the Contractor and be disposed of as indicated.  Items that are to be removed shall be removed from the highway right of way.

1.	Junction boxes (not including lids), conductors, and post and controller assembly foundations shall be removed.

2.	Conduits may be abandoned in place provided elbows and nipples that sweep the conduits into junction boxes are removed.  However, existing conduits encountered while trenching shall be removed to provide two radial feet of clearance between the old and new conduit.

3.	Traffic signal pole and electrolier foundations may be abandoned in place, provided the tops of the foundations, reinforcing steel, anchor bolts, and conduits are removed to a depth of not less than one foot below roadway subgrade, sidewalk, or unimproved ground, whichever applies.

4.	Existing conductors for vehicle detectors which are  encountered while installing new detectors, shall be removed.

660-7.01  Basis of Payment.  In the first paragraph, modify line eleven to read:  ".....involved in furnishing and installing, modifying, maintaining and.....".

Add the following after the third paragraph:  Item 660(12) Electrolier Relocation shall be measured and paid as a complete unit, removed and reinstalled undamaged at the designated location and includes all necessary labor, materials, equipment, tools and incidentals.

Item 660(13) Salvage Existing Electrolier shall be measured and paid as a complete unit, removed and delivered undamaged to the designated location or as directed by the Engineer and includes all necessary labor, materials, equipment, tools and incidentals.

Item 660(14) Conduit Enclosed Traffic Detection Loops shall be measured as a complete unit, furnished and installed and include all necessary labor, materials, equipment, tools and incidentals.  All components integral only to the detection loop (including lead-in cable, trench, and conduit to the nearest J-Box) shall be subsidiary to the detection loop and not measured.  Removal, salvage, and abandonment procedures described in the Drawings as necessary to neutralize the existing detection system shall be subsidiary to this item.  Components integral to both the detection loop and traffic signal or highway lighting system are subsidiary to traffic signal or highway lighting system.

Item 660(15) Signal Interconnect shall be measured and paid by the station and include all necessary labor, materials, equipment, tools and incidentals.  	Interconnect cable junction boxes will not be measured for payment but will be subsidiary to Interconnect Cable.

Item 660(16) 2-inch RMC shall be measured and paid by the linear foot from center of structure to center of structure or from center of structure to connection or splice point. 2-inch RMC required for installation of new lighting systems is subsidiary to Item 660(3) Highway Lighting System Complete.  This work includes any necessary excavation and backfill, restoring sidewalks, pavement, and appurtenances damaged or destroyed during construction.

Item 660(17) 3-inch RMC shall be measured and paid by the linear foot from center of structure to center of structure or from center of structure to connection or splice point. 3-inch RMC required for installation of new lighting systems is subsidiary to Item 660(3) Highway Lighting System Complete.  This work includes any necessary excavation and backfill, restoring sidewalks, pavement, and appurtenances damaged or destroyed during construction.

Item 660(18) Adjustment of Junction Box shall be measured and paid for each complete adjustment of an existing J-Box to final position or elevation.  If it is necessary to adjust the same J-Box more than one time to accommodate the normal prosecution of the work, the work will be measured and paid for each occurrence.

Item 660(23), Install 12-Inch Diameter Signal Head, will be paid as a complete unit, and shall include all components of work integral to the installation of signal heads, including removing and salvaging existing 8-inch heads, modification of mounting brackets, painting of brackets, wiring, and installation of 12-inch heads.  No separate payment will be made for 3-section and 5-section signal heads.

Item 660(26), 3 Conductor #8 Cable will be measured and paid by the linear foot.

Item 660(27), 6 Pair Detector Leads will be measured and paid by the linear foot.

Item 660(28), 9 Pair Detector Leads will be measured and paid by the linear foot.

Item 660(29), Type IA J-Box will be measured and paid for at the contract unit price for each unit complete in place.

Item 660(30), Type II J-Box will be measured and paid for at the contract unit price for each unit complete in place.

Item 660(31), Repair Lighting Circuit will be measured and paid for as a complete system and shall include full compensation for furnishing all labor, materials, tools, equipment, and incidentals and for doing all the work involved in repairing the lighting system as shown on the plans, and as specified in these specifications and the Special Provisions, and as directed.  Conduit and conductors will be paid for separately under Items 660(16), 2-Inch RMC and 660(26), 3 Conductor #8 Cable.

Payment for traffic signal timing or retiming adjustments performed by the Municipality of Anchorage will not be paid for separately, but will be

subsidiary to the appropriate Items of work performed under Section 660 or Section 643.

(9/16/92)R65

Add the following Pay Items:

Pay Item No.	Pay Item	Pay Unit

660(12)	Electrolier Relocation	Each

660(13)	Salvage Existing Electrolier		Each

660(14)	Conduit Enclosed Traffic	Each

Detection Loops

660(15)	Signal Interconnect	Station

660(16)	2" RMC	Linear Foot

660(17)	3" RMC	Linear Foot

660(18)	Adjustment of Junction Box	Each

660(23)	Install 12-Inch Diameter	Each

Signal Head

660(26)	3 Conductor #8 Cable	Linear Foot

660(27)	6 Pair Detector Leads	Linear Foot

660(28)	9 Pair Detector Leads	Linear Foot

660(29)	Type IA J-Box	Each

660(30)	Type II J-Box	Each

660(31)	Repair Lighting Circuit	Lump Sum

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

661-1.02  Equipment List(s) and Drawings.  Add the following Subsection:  The Contractor shall submit for review and approval, within 30 days following award of the Contract, 8 collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following:

1.	For materials on the Approved Products List:  a description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  catalog cuts that include the manufacturer's name, type of product, size, model number, conformance Specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

This information may be included in the portfolio for 660 items.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

661-2.01  Materials.  Add the following:  Type MOA load center cabinets shall be constructed similar to the section and elevations shown in the Plans, and conform to the following requirements.  Slight variation in the dimensions is allowable, except in the anchor bolt template.

1.	The cabinet shall be constructed of zinc-coated A60 finish sheet steel per ASTM A525 with no external screws, bolts, or nuts.  The components shall have the following minimum thickness as measured by the United States Standard Gauge:  the exterior shell No. 12 gauge, the interior doors and panels No. 14 gauge, and the interior covers No. 16 gauge.

2.	The components shall be painted with a 2-part urethane paint undercoating inside and out.  The final finish shall be a 2-part urethane paint, standard white for removable panels and non-gloss silver-gray, closely matching Color No. 36622 of Federal Standard Specification No. 5950 for the enclosure.

3.	The service entrance section shall be isolated from the main load section and distribution load section by non-removable metal barriers, and shall be equipped with landing lugs for termination of service conductors.

4.	The cabinet shall be provided with internal mounting brackets sized for 1/2-inch anchor bolts for use with a standard mounting base assembly.

5.	All doors shall be equipped with continuous stainless steel pin hinges, coin latches and hasp for padlock.  The meter section door shall have a clear polycarbonate resin window, 0.187-inch minimum thickness, with a minimum size of 10-inch x 10-inch, which shall be sealed with silicone.

6.	Each completed load center assembly shall be provided with an exterior name plate, safety labels, interior identification labels, wiring diagram, and installation instructions.

661-3.01  Construction Requirements.  Add the following:  The wiring configuration for each load center shall be in accordance with the wiring diagram indicated on the load center detail sheet.  Circuit breaker ratings shall be as shown in the load center summary for each location.  Dead panels shall be indelibly labeled with the circuit number and the direction of the circuit run from the load center.

When the load centers are ready to be energized, the Contractor shall request and coordinate an electrical inspection of the load centers from the local authority having jurisdiction, allowing at least 5 working days before the inspection is needed.  The Contractor shall be present during the inspection to assist in accessing the cabinets and to answer questions.  The Contractor shall correct the deficiencies noted in each load center.

661-5.01  Basis of Payment.  Add the following: Payment of any fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection shall be considered subsidiary to work performed under Section 661.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

661(7)	Loadcenter MOA	Lump Sum

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

Special Provisions

669-1.01 Description.  This work shall consist of furnishing and installing nine traffic count stations for the automated collection of traffic data on an intermittent or permanent basis.

Automated Traffic Recorder (ATR) stations are vehicle detection systems.  The simplest form of ATR is an intermittent volume counter, which consists of single inductive loops buried beneath the asphalt in each traffic lane, with lead wires run to a cabinet at the side of the road.  Traffic volume information is collected when a portable, battery-operated traffic counter is connected to the inductive loop wires; the traffic counter detects passage of vehicles and stores the data for later retrieval.

A Permanent Traffic Recorder (PTR) is formed when a traffic volume counter is connected to electrical and telephone service.  Electrical service enables the volume counter to be operated continuously, and the data is retrieved periodically over the telephone line by a computer located at the offices of the Highway Data Section (HDS).

An Automated Vehicle Classifier (AVC) station consists of two inductive loops in each lane, a piezoelectric axle sensor mounted in the pavement between the loops, and connected to a set of electronics located in a cabinet at the side of the road.  The dual inductive loops detect the presence and speed of passing vehicles, and the axle sensor determines the number and center-to-center spacing of all axles on the vehicle.  The raw data is processed by the electronics to classify the number and type of vehicles, which is stored in the electronics for later retrieval.  AVC stations may be configured to collect data on an intermittent basis, or with the addition of electrical and telephone service, on a continuous basis.

In some ATR stations more than one type of traffic data system is installed at the same location.  In addition, some ATR stations are equipped with a temperature probe which measures the temperatures in the road prism at intervals down to six feet below the pavement surface.  The multiple systems are connected to a telephone line through an electronic switch, which enables the data from each unit to be retrieved by a computer located at the HDS offices.

General descriptions of the Automated Traffic Recorders are as follows:

Assemblies H1, H2, H3, & H4 - A three (3) lane intermittent traffic volume count system, including three inductive loops and a small controller cabinet (Style CBA1).  No electronics, electrical or telephone service is required at these sites.

Assemblies H5, H6, H7, & H9 -  A four (4) lane intermittent traffic volume count system, including four inductive loops and a small controller cabinet (Style CBA1).  No electronics, electrical or telephone service is required at these sites.

Assembly H8 -  This site contains four (4) existing inductive loops, underground conduit, junction boxes, Style CBA3 controller cabinet, temperature probe, Type 2 load center, telephone and electrical service, all of which shall remain in place and be re-used.  The final site shall include a four (4) lane permanent traffic volume count system and a four (4) permanent AVC system.  The Contractor shall replace the traffic volume count electronics to form a complete permanent traffic volume count system.  The Contractor shall provide and install eight (8) inductive loops, four (4) piezoelectric cable axle sensors and AVC electronics to form a complete automated vehicle classification system.  The Contractor shall provide and install a datalogger to complete the temperature data storage system.  The Contractor shall provide and install a code operated matrix switch and high-speed telephone modem to connect the traffic volume counter, AVC system and temperature datalogger to the telephone wireline to enable communications and data retrieval.

669-1.02  Regulation and Code.  All materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01  Materials.  All materials provided for the work shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring.  All wiring shall be in accordance with Subsection 660-2.09(A), Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.

2.	Conduit.  All conduit shall be in accordance with Subsection 660-2.05, Conduit.  Nylon pull cords shall be left in all two inch conduit.

3.	Junction Boxes.  All junction boxes shall be in accordance with Subsection 660-2.06, Junction Boxes.  Junction boxes used for ATR installations shall not contain any wiring or conduit with 440 voltage.

4.	Terminal Blocks.  All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals.  Terminal blocks shall be a barrier type, 600vac, @20 amps, capacity for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips.  All conductors shall be terminated to a terminal block.

5.	Inductive Loops.  All inductive loops shall be in accordance with Subsection 660-2.08, Conductors.  Conductors used for detector inductive loops shall be UL listed as Type RHW/USE/XLP 12AWG 600V rating.

Loop lead-in cable home run shall consist of a twisted pair 18AWG stranded tinned copper wire with polyethylene insulation, covered with an aluminum foil shield, stranded copper drain wire, and PE outer jacket conforming to IMSA Specification 50-2.

Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, an aluminum shield and overall PVC or PE jacket.

6.	Cabinets.  All cabinets shall be unpainted, brushed aluminum and shall have a NEMA 3R rating.

Style CBA1 cabinet(s) shall be a general purpose NEMA III enclosures 24" H x 14" W x 11" D and firmly mounted on a 4" diameter steel post.

Style CBA3 cabinet(s) shall be in accordance with Subsection 660-3.05, Controller Cabinets.  The cabinet is 55" H x 44" W x 26" D and mounted on a concrete pedestal.  The cabinet includes a thermostatically controlled heater, thermostatically controlled exhaust (cooling) fan, switched fluorescent light, shelves, Corbin #2 locks keyed to match existing Highway Data Section cabinets with Corbin locks, Ground Fault Interrupt (GFI) circuit breaker, receptacles, and sets of twelve position terminal blocks.

The Contractor shall provide and install additional electrical receptacles, circuit breakers, terminal blocks and cabling as necessary to install and commission all electronic units, power supplies, etc. to form complete systems.  The Contractor shall provide surge protectors for all electrical and telephone equipment.  The circuit breakers, 110 volt receptacles and terminal blocks shall be mounted on the side walls adjacent to the door.

7.	Asphalt Pavement.  Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement for Asphalt Concrete, Type I.

8.	Modem.  The Contractor shall supply and install a high-speed modem at Assembly H8. The modem shall be equal or better to a MultiTech MultiModem II 9600 baud modem, Model MT932BA, available from Multi-Tech Systems Inc., 2205 Woodale Drive, Mounds View, Minnesota 55112, Telephone (612) 785-3500, FAX (612) 785-9874.  The modem shall meet the following requirements:

a.	300, 1200, 2400 4800 or 9600 baud selectable

b.	Automatic Answer Mode

c.	MNP Level 5 data compression

d.	Pulse or touch-tone dialing

e.	Full or Half-duplex operation

f.	Fully compatible with the "AT" command set

g.	Compatible with CCITT V.32, CCITT V.22, Bell 103, and Bell

212A modem Specifications

h.	Meets FCC Part 15, FCC Part 68 regulations for direct connection to telephone lines

i.	Hardware flow control.

9.	Remotely Controllable Code Operated Switch.  The Contractor shall supply and install a remotely controllable code operated switch at Assembly H8. The code operated switch shall be equal or better than a Black Box Model GS-SW540A available from Black Box Corporation, P.O. Box 12800, Pittsburgh PA 15241, Telephone (412) 746-5530, FAX 1-800-321-0746.  The code operated switch shall meet the following requirements:

a.	minimum eight addressable ports

b.	Speed: 110 to 19,200 bps, each port individually setable

c.	Flow Control: Hardware X-ON/X-OFF

d.	Data Format: 7 or 8 data bits; odd, even, or no parity

e.	Connectors: DB25s (female); DTE/DCE strap-setable

f.	Power: 115 VAC, 60 Hz, 5 watts.

10.	Traffic Volume Counters.  The Contractor shall supply and install traffic volume equipment at Assembly H8 with the capability of counting traffic in both lanes.  The permanent traffic volume counter shall be a GK brand unit available from Northwest Signal Supply, Inc., 17410 Southwest 63rd Avenue, Lake Oswego, Oregon 97035 Ph (503) 635-4351, Fax (503) 635-4341.  The permanent traffic volume counters shall include:

a.	GK model 6000 TC

b.	loop card

c.	Communications card

d.	Rechargeable battery

e.	64KB data module

f.	Battery charger

g.	Connective cable

h.	Modem cable

i.	User manual

11.	Automated Vehicle Classification (AVC) Counters and Sensors.  The Contractor shall supply and install a 4-lane automated vehicle classification system at Assembly H8.  The AVC counter and piezoelectric axle sensors shall be PAT brand C100S available from PAT Equipment Corporation, Inc., 1665 Orchard Drive, Chambersburg, PA 17201, Telephone (717) 263-7655. AVC counters and sensors shall include:

a.	PAT model C100S

b.	Loop card(s)

c.	Communications card

d.	Loop cable(s)

e.	Power cable

f.	Axle detector cable

g.	Modem cable

h.	User manual

i.	Rechargeable battery

j.	Battery charger

k.	Piezo axle sensor (1 per lane), with coaxial leads long enough to

reach the controller cabinet without spices

l.	Epoxy with hardener for each piezo axle sensor

12.	Temperature Probe and Data Logger. There exists a six-foot temperature probe at Assembly H8.  The temperature probe is a MRC Model TP101 temperature probe available from Measurement Research Corporation, 4126 4th Street NW, Gig Harbor, WA 98335, Telephone (206) 851-3200.  The temperature probe meets the following requirement:

a.	Total of 16 thermistors

b.	Degree of accuracy + 0.1 degree C

c.	Thermistor number one on 12" wire lead

c.	Thermistors at 3" spacing for first 12"

d.	Thermistors at 6" spacing from 12" to 72"

e.	Side mounted cable long enough to reach the cabinet without splices

The Contractor shall provide and install a Data Logger which shall be equal to or better than a Model CR10 Measurement and Control Module, with CR10 Wiring Panel, PS12LA rechargeable Power Supply, SC32A Optically Isolated RS232 Interface, and model ENC 12/14 Enclosure, all available from Campbell Scientific, Inc., 815 W. 1800 N., Logan, Utah 84321-1784, Ph (801) 753-2342, Fax (801) 752-3268.  The Data Logger shall meet the following requirements:

a.	Storage capability for 16 thermal readings at one-hour intervals for a minimum of 90 days

b.	Battery and power supply/charging unit to enable continuous operation from 110 volt service.

c.	All RS232 interfaces, cables and connectors needed to complete the system.

669-3.01  Construction Requirements.

1.	Wiring.  All wiring shall be installed in accordance with Subsection 660-2.09(A), Wiring.  All unused pairs shall be terminated within splices, at cabinets unused pairs shall be terminated to a terminal block and labeled.

2.	Conduit.  All conduit shall be installed in accordance with Subsection 660-2.05, Conduit or as indicated on the Plans.

3.	Junction Boxes.  All junction boxes shall be installed in accordance with Subsection 660-2.06, Junction Boxes or as indicated on the Plans.

4.	Terminal Blocks.  All terminal blocks and wire pairs shall be clearly labeled on the block.  Terminal blocks within cabinets shall be mounted so that all terminals are easily accessible from the front of the cabinet.  By convention, wire pairs shall be labeled such that inductive loops and other sensors in the lane nearest to the cabinet are at the top or left side of the block.  All conductors shall terminate and be soldered to "spade" type terminal lugs.

5.	Inductive Loops.  All inductive loops shall be installed and constructed in accordance with Subsection 660-4.01, Installation Details, unless otherwise specified on the Plans.  The Plans are not schematics; installation of the inductive loops shall closely conform to the location and layout of conduit runs shown in the Plans.

All inductive loops installed through existing asphalt paving shall be installed using full-lane-width cuts a minimum of eight feet (8') in length, with the inductive loops centered in the 8' cut with a minimum distance of one foot (1') to the edge of the cut. All edges of the cuts shall be tack-coated during patching to ensure full adhesion.  All full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from 'telegraphing' through the final lift asphalt.  Compaction tests shall be required at the discretion of the Project Engineer.

All loops installed in new asphalt paving shall be installed immediately prior to final paving of the particular section of road. Installation of loops after final lift paving shall not be permitted.

There shall be no transverse seams, joints or roughness within fifty feet (50') of any inductive loops.  The finished surface of the asphalt shall be tested with a straightedge ten (10) feet long. The surface shall not vary more than 0.02 foot from the lower edge of the straightedge in an area within fifty feet (50') of all sensors at the ATR installations.  A profilograph equipped with a chart recorder shall be run down each wheel path of each lane for a distance of fifty feet (50') before and after each ATR installation.  The profilograph will be supplied by the Highway Data Section and shall be operated by Contractor personnel.  The asphalt surface as recorded by the chart recorder shall not vary more than 0.02 foot in ten feet (10').

All inductive loops shall be formed of four turns of wire, and shall be six feet square with plus-or-minus one inch tolerance.  All inductive loops in a lane shall be located sixteen feet from leading edge to leading edge except for the loops used in the WIM system which shall be thirty feet (30') from leading edge to leading edge, with plus-or-minus one inch (+ 1") tolerance.  All inductive loops located in adjacent lanes shall be aligned within plus-or-minus one inch tolerance.

All lead-in conduit from edge of pavement to the inductive loops shall be straight and perpendicular to the center line of the road.

6.	Cabinets.  All control cabinets shall be installed as indicated in the Plans. Style CBA1 cabinets shall be installed at the edge of the right of way as practical.

7.	Piezoelectric Sensors for AVC.  All permanent piezoelectric sensors shall be installed per AVC equipment manufacturer's recommendations.  All coaxial cables shall be run to the equipment cabinet without splices and terminated on the specified terminal block, with at least six feet of slack cable available in the equipment cabinet prior to the terminal block.  Acceptance testing shall be performed by the Contractor to ensure compliance with Subsection 669-3.02 Acceptance Testing.

8.	Temperature Probe.  The temperature probe is installed vertically in a seven-foot (7') deep by six inch (6") diameter hole augered through the asphalt shoulder.  The probe is located in the shoulder in front of the cabinet for Assembly H8, and placed 2 feet from the edge of the lane.  The 1.5" diameter temperature probe is placed in the center of the augered hole with the hole backfilled with fine sand to the bottom of the asphalt.  The top thermistor on the 1' lead is placed 1.5" below the top surface of the asphalt, and the hole is filled with asphalt patch material and compacted. The 80' cable was brought to the edge of the road in a saw-cut channel, which was then filled with 3-M loop sealant.  The cable was run underground to the nearest junction box and then through conduit to the controller cabinet.  The Contractor shall connect the temperature probe to the data logger. The Contractor shall connect the data logger to the matrix switch to enable remote data retrieval over the telephone line.

9.	Utilities.  The Contractor shall use the existing load center and, electrical and telephone utilities to provide power and communications to the equipment.

669-3.02 Acceptance Testing.  The Contractor shall perform acceptance testing on all ATR installations.  The Contractor shall provide and make all arrangements for test vehicles and drivers as needed for the acceptance testing.

1.	General Tests.  All ATR installations shall have tests conducted in accordance with Subsection 660-4.01, Installation Details.

2.	AVC Acceptance Tests.  In addition to the General Tests, Acceptance Tests shall be performed by the Contractor on all automated vehicle classification installations.  Acceptance tests shall be performed to demonstrate that the AVC system performs at or above the required accuracy.  The classification standard used shall be in accordance with FHWA Schedule F.  Exact measurements for the axle spacings to be used for each vehicle classification shall be obtained from the Highway Data Section.

a.	Accuracy Requirements -  The accuracy of Automated Vehicle Classifiers is such that, if good lane discipline is maintained:

(1)	not more than plus or minus ten percent (+ 10 %) of the total vehicles in FHWA class one through class three (1 thru 3) and,

(2)	not more than plus or minus five percent (+ 5 %) of the total vehicles in FHWA class four through class thirteen (4 thru 13) are classified in the wrong bin when compared with a concurrent manual classification count.

b.	The AVC Acceptance Test shall consist of an hour-by-hour and summary comparison of a manual classification count with the output of the permanent AVC.  A manual vehicle classification count shall be performed for sixteen consecutive hours (16 hrs) at the AVC site.  During that 16 hour period, a minimum of five (5) vehicles in an individual vehicle type bin is required in order to be included in the final comparison.

c.	The difference between the number of vehicles in each type bin as observed manually and as recorded by the AVC system shall be computed.  If more than the allowed percentages as listed above are classified in the wrong bin when compared with a concurrent manual classification count, the AVC equipment shall be recalibrated and the test performed again until the system meets the required accuracy.

669-3.05  Deliverables.  All deliverables shall be submitted to the Engineer prior to final approval of the work or as otherwise called for herein.

1.	Equipment List(s) and Drawings.  The Contractor shall submit for review and approval by the Highway Data Supervisor within thirty days following award of the Contract, three collated copies of a port-folio of equipment and materials which he proposes to install for the ATRs.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s), and a description that includes product name, manufacturer, model or part number.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.	As-Built Plans and Photographs.  The Contractor shall prepare four complete sets of as-built Plans which will be kept current with the construction.  These as-built Plans shall detail all  construction changes made to the Plans and also include the following information on the appropriate sheets:

a.	the location and depth of all inductive loops and conduit runs, and,

b.	the station and offset of all junction boxes.

Redlines of full size Construction Plans will be acceptable.

Three sets of As-Built Plans shall be presented to the Engineer, and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation.

The Contractor shall present photographs and 35 mm film negatives documenting the installation of all inductive loops.  The photos shall show the loops in place prior to covering with gravel and asphalt pavement.  The photographs shall include at least one view of each loop showing the conduit to the nearest junction box, and at least two overall views of each ATR installation showing placement of the inductive loops in relation to the cabinet.  The photographs shall be 5"x7" color prints, and shall be labeled with the identification of each loop as indicated on the Plans.

3.	Test Results.  Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation.  Tests will be conducted in accordance with Subsection 660-4.01, Installation Details.

Written (computer printout) results and copies of the electronic data files collected during performance of the WIM System acceptance test shall submitted to the Project Engineer prior to acceptance of completion of the WIM system.

4.	Manuals.  The Contractor shall provide to the Project Engineer for transmittal to the Highway Data Supervisor all installation, repair and operation manuals for all traffic volume and classification units.

5.	Materials.  The Contractor shall provide to the Project Engineer for transmittal to the Highway Data Supervisor any and all epoxy grout remaining after installation.

669-4.01  Method of Measurement.  The quantity to be paid for will be all the completed and accepted Automated Traffic Recorder Installations as shown on the Plans or as directed by the Engineer.

669-5.01  Basis of Payment.  The Contract Unit Bid Price for all Automated Traffic Recorder installations shall be full compensation for furnishing all equipment, labor and materials necessary to complete the wyork as specified, with the following exceptions:

1.	Backfill materials required will be paid for under their respective Pay Items.

2.	Asphalt required will be paid for under Item 401(1A), Asphalt Concrete, Type 1A.

Excavation, As-Built Plans, and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder Installations.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorders	Lump Sum

SECTION 670

TRAFFIC MARKINGS

Standard Modifications

670-3.01  Construction Requirements.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)M22

SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.03  Emulsified Asphalts.  Delete the first and second sentences and substitute the following:  The STE-1 cationic emulsified asphalt shall comply with the requirements listed below when tested in accordance with ASTM D 244:

TESTS ON EMULSION

Viscosity, Saybolt Furol at 25o C	30 max.

Storage Stability, 1 day, %	1 max.

Demulsibility, 35 ml, 0.8% Sodium dioctyl

sulfosuccinate solution, %	25 min.

Sieve Test, % retained	0.10 max.

Particle Charge	Positive *

Distillation Oil by Volume of Emulsion, %	5 max.

Distillation Residual by Weight of Emulsion, %	45 min.

*	If particle charge test is inconclusive, materials having a maximum Ph value of 6.7 will be acceptable.

TESTS ON RESIDUE

Penetration, 25o C, tenths of a mm	100 min.

200 max.

Ductility, 25o C, 5 cm/min., cm	40 min.

Solubility in Trichloroethylene, %	97.5 min.

702-2.04  Storage and Application Temperatures.  Add the following to Table 702-1:

| Type & Grade of Material | Spray (oF) | Mix (oF) | Storage (oF) |
| --- | --- | --- | --- |
| STE-1 | 70-140 | 70-150 | 50-125 |

Standard Modifications

702-2.04  Storage and Application Temperatures.  In Table 702-1, change storage temperatures for Acs from "340 Max" to "325 Max".  (5/12/89)M23

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  Fine Aggregate For Concrete.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

703-2.02  Coarse Aggregate For Concrete.  In the first sentence, insert ", class B," after "AASHTO M 80".

(7/16/93)M24

703-2.03  Aggregate for Base.  Add the following to the list under the first paragraph:

Plastic Index      AASHTO T 90      6 max.

(5/7/91)M45

Special Provisions

703-2.03  Aggregate for Base.  Delete Table 703-2 and substitute the following:

TABLE 703-2

| AGGREGATE FOR UNTREATED BASE Percent Passing By Weight |  |  |
| --- | --- | --- |
| Sieve Designation | Grading D-1 |
| 1 inch | 100 |
| ¾ inch | 70-100 |
| _ inch | 50-79 |
| No. 4 | 35-58 |
| No. 8 | 20-47 |
| No. 30 | 10-26 |
| No. 50 | 6-19 |
| No. 200 | 0-6 |

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  Replace this subsection with the following:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  All material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

| Percent of Wear | AASHTO T 96 | 45 max. |
| --- | --- | --- |
| Degradation Value | ATM T-13 | 30 min. |
| Percent Sodium Sulfate loss | AASHTO T 104 | 9 max. (5cycles) |
| Percent Fracture | ATM T-4 | 80 min. single face |
| Thin-Elongated pieces | ATM T-9 | 8% max. |

Fine Aggregate.  Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Test.

Blended Aggregate.  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  The fraction actually retained between any two consecutive sieves larger than the No. 100 shall be not less than 2 percent of the total.  Aggregate gradations shall be determined by ATM T-7.  The size of extracted samples for gradation shall be in conformance with AASHTO T 164.

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| Sieve Designation | Gradation Designation |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Type I | Type II | Type III |
| 1 inch | 100 | - | - |
| 3/4 inch | 75-90 | 100 | - |
| 1/2 inch | 60-86 | 75-90 | 100 |
| 3/8 inch | 50-78 | 60-88 | 75-90 |
| No. 4 | 34-62 | 44-72 | 50-78 |
| No. 8 | 24-52 | 30-58 | 32-60 |
| No. 16 | 16-42 | 20-44 | 20-45 |
| No. 30 | 10-32 | 12-34 | 12-34 |
| No. 50 | 8-24 | 8-24 | 8-24 |
| No. 100 | 5-16 | 5-16 | 4-15 |
| No. 200 | 3-8 | 3-8 | 3-8 |

(7/16/93)M62

703-2.07  Selected Material  Add the following to Item 1., Selected Material, Type A:  It shall have 30 to 55 percent maximum by weight of particles passing the No. 4 sieve.  (10/1/91)R89

703-2.12  Aggregate for Stone Mastic Asphalt Pavement.  Add the following Subsection:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  All material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not

be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

Percent of Wear			AASHTO T 96	30 max.

Degradation Value			ATM T-13	30 min.

Percent Sodium Sulfate loss	AASHTO T 104	9 max.

Percent Fracture			ATM T-4

single face	90 min.

double face	75 min.

Flat and Elongated Particles	ATM T-19

3 to 1	40% max.

5 to 1	10% max.

Absorption				AASHTO T85	2% max.

Coarse/fine durability index	AASHTO T210	40 min.

Fine Aggregate.  Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M29, shall consist of 100 percent crushed aggregate and shall be nonplastic (AASHTO T90).

Mineral Filler.  Mineral filler shall conform to the requirements of AASHTO M17.  The mineral filler shall be free organic impurities and have a plastic index not greater than 4.  The mineral filler shall be sufficiently dry to flow freely and free from agglomerations.  The mineral filler shall not have less than 40 percent by weight smaller in size than 0.002 mm.

Blended Aggregate.  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-8.  Aggregate gradations shall be determined by ATM T-7, except when the sample is obtained by extraction.

TABLE 703-8

STONE MASTIC ASPHALT CONCRETE AGGREGATE

Percent Passing by Weight

| Sieve Designation | Requirement |
| --- | --- |
| 3/4 inch | 100 |
| 1/2 inch | 82-88 |
| 3/8 inch | 60-70 |
| No. 4 | 25-29 |
| No. 8 | 18-24 |
| No. 16 | 15-20 |
| No. 30 | 12-18 |
| No. 50 | 11-15 |
| No. 100 | 10-14 |
| No. 200 | 9.0-12.0 |

(10/22/92)R164

SECTION 705

JOINT MATERIALS

Standard Modifications

705-2.05  Flexible Watertight Gaskets.  In the first paragraph, add: "and precast manhole sections" after "rigid pipe."  (7/2/93)M56

SECTION 706

CONCRETE, CLAY, FIBER, AND PLASTIC PIPE

Special Provisions

706-2.07  Corrugated Polyethylene Pipe.  Add the following:  Corrugated polyethylene pipe shall be classified per ASTM D 3350-84 or Class 345434C.

SECTION 707

METAL PIPE

Special Provisions

707-2.01  Corrugated Steel Pipe, Pipe Arches, and Underdrains.  Add the following:  Corrugated metal pipe shall be constructed with helical corrugation, not annular corrugation pattern.

707-2.05  Water Conduit.  Delete this subsection in its entirety and substitute the following:

1.	Applicable Standards for Water Conduit.  The most recent revision for the following standards for the American Society for Testing and Materials (ASTM), the American Association for State Highway and Transportation Officials (AASHTO), the American Standards Association (ASA), and the American Water Works Association (AWWA) are hereby made a part of these specifications:

ANSI/AWWA C-104/A21.4-85		Cement Mortar Lining for Ductile Iron Pipe and Fittings for Water.

ANSI/AWWA C-105/A21.5-88		Polyethylene Encasement Ductile Iron Piping for Water and Other Liquids.

ANSI/AWWA C-110/A21.10-87		Ductile Iron and Gray Iron Fittings, 3 - 48 Inch, for Water and Other Liquids.

ANSI/AWWA C-111/A21.11-85		Rubber Gasket Joints for Ductile Iron and Gray Iron Pressure Pipe and Fittings.

ANSI/AWWA C-115/A21.15-88		Flanged Ductile Iron Pipe With Threaded Flanges.

ANSI/AWWA C-150/A21.50-81		Thickness Design of Ductile Iron Pipe.

ANSI/AWWA C-151/A21.51-81		Ductile Iron Pipe, Centrifugally Cast in Metal Molds or Sand Lined Molds, for Water or Other Liquids.

2.	Ductile Iron Pipe and Fittings.

a.	Pipe.  Ductile iron pipe shall conform to AWWA C-151, with cement mortar lining meeting the requirements of AWWA C-104.  Class 52 ductile iron pipe shall be used for water conduit between 3 and 16 inches in diameter unless otherwise indicated on the plans.

b.	Fittings.  All fittings shall be a minimum 250 psi pressure rating, mechanical joint or all bell, either lined or unlined, either cast iron or ductile iron, unless otherwise indicated on the plans or in these special provisions.  All fittings shall meet the requirements of AWWA C-110.

Rubber gasket joints for ductile iron pipe and fittings shall conform to AWWA C-111.

c.	Piping Joints and Connections.

(1)	Joint Tie Rods.  Tie rods shall be all-thread black iron or mild steel and shall be located symmetrically around the perimeter of the pipe, using anchoring lugs of standard manufacture for attachment where required.  Tie rods shall be ¾-inch diameter on pipe 16 inches and less.  There shall be 2 rods on pipes 12 inches and less and 4 each on pipes 14 inches to 16 inches in diameter.

(10/1/91)R75

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.06  Frames, Grates, Covers and Ladder Rungs.  Add the following:  Ductile iron castings shall conform to the requirements of ASTM A536 for grade 60-4018.  (9/1/89)R78

712-2.10 Gate Valves.  Delete this subsection in its entirety and substitute the following:  Gate valves shall be iron body, fully bronze mounted, double disc, resilient seat valves as manufactured in accordance with the requirements of AWWA C500 "Gate Valves for Ordinary Water Works Service".  All valves shall be nonrising stem type with an O-ring seal and a two inch square operating nut, and shall open counterclockwise.  Valves shall have mechanical joint ends.

Mechanical joint valve ends shall be per the most current version of AWWA C110 and C111 and be the "Short-Body" type in accordance with the requirements of Table 2 of AWWA C504.  Accessories (bolts, glands, and gaskets) shall be supplied by the valve manufacturer.

Valves must use full AWWA C504 Class 150 B valve shaft diameter and full Class 150 B underground service operator torque rating throughout entire travel to provide capability for operation in emergency service.

Valve body shall be high strength cast iron ASTM A-126 Class B.  For valves with the rubber seat mounted on the disc, the mating surface in the body shall be 304 or 316 steel.  For valves containing the rubber seat in the body, the method of seat retention shall be in accordance with the requirements of AWWA C504, except that no retaining fasteners or other hardware shall be permitted in the flow stream.

The valve operator, unless otherwise specified by the Contract Documents, shall be of the traveling nut type, sealed, gasketed, and lubricated for underground service and capable of withstanding an overload input torque of 450 ft-lbs at full open or closed position without damage to the valve or valve operator.  The number of turns to operate the valve shall be a minimum of two turns per inch of valve diameter for 90 degrees of closure travel at a maximum pull of 80 pounds.  All valves shall open counterclockwise and be equipped with a two inch square AWWA operating nut.

712-2.11  Valve Service Boxes.  Delete this subsection in its entirety and substitute the following:

1.	Valve Boxes.  Valve boxes, whether installed for mainline valves or curb stops, shall be cast iron of sliding, adjustable height type with round or oval bottom hood sections to fit over the top of the valve.  The top section shall be recessed to receive a close fitting "eared" lid with the word  "WATER" cast into it.  Internal diameter of the smallest section shall not be less than five inches.  The minimum thickness of the metal shall not be less than five-sixteenths inch.  Castings shall be smooth and the workmanship shall be acceptable to the Engineer.

Valve boxes shall be sufficient length for the pipe cover depth shown on the profile drawings and in accordance with AWWU Standard Detail No. 401, also shown on the plans.

2.	Markers.  Valve boxes shall be marked with a marker consisting of two and one-half inch O.D. galvanized steel pipe sections, seven feet in length, with three feet buried in the ground.  Markers shall be shop painted "Caterpillar Yellow" and stenciled with two inch black numerals, showing the appropriate references.  Markers shall be located on the nearest property line, due north, south, east or west of the valve at a maximum distance of fifty feet, unless otherwise directed by the Engineer.  Markers shall carry the notation "VB (feet) (direction)".  Markers will not be required where valve boxes are located in paved areas.

712-2.14  Preformed Pavement Markings.  Add the following to paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe area, the tape length shall, where possible, be a minimum of 100 feet.  (2/14/92)R150

712-2.15  Temporary Raised Pavement Markers.  Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they supplement, substitute, or serve as a positioning guide.

712-2.16  Temporary Raised Pavement Markers for Short-Term Operations, Seal Coats, and Surface Treatments.  Add the following Subsection:  The marker shall consist of an L-shaped polyurethane body with retroreflective tape on the top vertical section and with a self-adhesive base.  Both faces of the yellow marker and one face of the white marker shall be reflectorized.  The marker body shall be made from 0.060 inch minimum thick polyurethane; the vertical leg shall be approximately 2 inches high by 4 inches wide and the base approximately 1-1/8 inches wide.  The polyurethane body shall conform to Table 712-1.

The adhesive shall be factory-applied to the marker base, and made of a pressure-sensitive material, a minimum 1/8 inch thick and 3/4 inch wide, with release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raised pavement markers, the markers shall come with a protective cover made of clear flexible polyvinyl chloride.

The reflective tape shall be metalized polycarbonate microprism retroreflective material with acrylic backing or equal, a minimum 0.25 inch wide by 4 inches long, and provide the minimum optical performance shown in Table 712-2, for an observation angle of 0.2 degrees.

TABLE 712-1

| PROPERTY | RESULT | ASTM TEST METHOD |
| --- | --- | --- |
| Specific Gravity (min.) | 1.19 | D 792 |
| Hardness | 80A | D 2240 |
| Tensile Strength (psi, min.) | 4600 | D 412 |
| Ultimate Elongation (percent, min.) | 330 | D 412 |
| Modulus at 300 percent (psi, min.) | 1000 | D 412 |
| Stiffness @ -20o F (psi, min.) @ +72o F (psi, min.) | 1700 900 | D 1053 D 1053 |
| Compression Set 22 hr. @ 70o C (percent, max.) | 65 | D 395 |
| Taber Abrasion CS17 wheel wt. loss (mg/1000 cycles) | 3 | --- |

TABLE 712-2

| Horizontal Entrance Angle | Specific Intensity* |  |  |
| --- | --- | --- | --- |
|  | White | Yellow |
| 0 degrees | 3.5 | 3.0 |
| 30 degrees | 2.7 | 1.7 |

* Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident light.

(5/7/91)S61

SECTION 726

TOPSOIL

Standard Modifications

726-2.01  Topsoil.  In the second paragraph, change "not less than 1%" to read "not less than 3%".  (5/12/89)M29

Special Provisions

726-2.01  Topsoil.  Delete the fertilizer requirements as stated in this Subsection.

Add the following:  Fertilizer shall be applied as stated in Section 618.  (5/15/92)R139

SECTION 727

SOIL STABILIZATION MATERIALS

727-2.02  Matting.  Replace paragraph 4 with the following:

4.	Knitted Straw Mat.  Knitted straw mat shall be commercially manufactured as an erosion control blanket.  Netting shall be photodegradable and the thread shall be biodegradable.  Straw shall be from oats, wheat, rye or other approved grain crops that are free from noxious weeds, mold or other objectionable material.  Coconut or fiber may be used to reinforce the straw.  The Contractor shall follow the manufacturer's published recommendations.

(7/2/93)S69

Delete this Section in its entirety and substitute the following:

SECTION 729

GEOTEXTILES

Standard Modifications

729-2.01  Embankment Separation and Reinforcement. Geotextile materials for embankment separation shall conform to AASHTO M 288 for Separation (medium survivability), except that the minimum permeability of the fabric shall be 0.005 cm/sec.

Geotextile materials for reinforcement shall conform to AASHTO M 288 for Separation (high survivability), except that the minimum permeability of the fabric shall be 0.010 cm/sec.

729-2.02  Subsurface Drainage and Riprap Liner. Geotextile materials for subsurface drainage shall conform to AASHTO M 288 for Subsurface Drainage, except that the minimum permeability of the fabric shall be 0.020 cm/sec.

Geotextile materials for erosion control shall conform to AASHTO M 288 for Class B Erosion Control, except that the minimum permeability of the fabric shall be 0.010 cm/sec.

729-2.03  Pavement Reinforcement.  Geotextile materials for pavement reinforcement shall conform to AASHTO M 288 for Paving.

729-2.04  Sediment Control.  Geotextile materials for Sediment Control shall conform to AASHTO M 288 for Sediment Control, except that the minimum permeability of the fabric shall be 0.002 cm/sec.

(7/2/93)M47

SECTION 730

SIGN MATERIALS

730-2.04  Sign Posts.  Under Item 2., a., replace the second sentence with the following:  Sheets for post fabrication shall be zinc coated in accordance with ASTM A 525, coating designation G 90.

(7/2/93)M57

Special Provisions

730-2.04  Sign Posts.  Delete Item 4., "Multi-directional Breakaway Load Concentration Coupler Base Assemblies and Coupler Hinge Plate", and substitute the following:

4.	Wide Flange Posts.

a.	Steel for wide flange posts shall conform to AASHTO M 183.

b.	Post sizes shall be as designated on the Plans.

c.	Posts shall be hot dip galvanized in a manner conforming to AASHTO M 111 after fabrication.  Any cutting of metal posts after hot dip galvanizing shall be accomplished with minimum damage to the zinc coating and all exposed surfaces shall be protected by treating the exposed area in the same manner as if it were abraded or damaged.

d.	Galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating shall be repaired in accordance with the applicable provisions of AASHTO M 36.

(5/7/91)S43

APPENDIX A

PERMITS

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS