SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Design Computations

b.	Cross Sections

Copies of the above may be obtained from Ridgway's Reprographics, 6000 Arctic Boulevard, Anchorage, Alaska  99518, (907) 561-1555 at the Contractor's cost.

2.	The following are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Geotechnical Report, "____".

b.	Storm Water Manual (Price $20.00)

3.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 266-1531.

4.	An environmental document addressing concerns and environmental commitments has been approved and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 266-1508.

5.	This contract contains a newly-developed asphalt concrete pavement specification (Section 401).  Due to changes in materials testing procedures and requirements, the following new items are incorporated by reference in this specification and are available from the Department:

a.	Alaska Test Method T-17, Rev. 06/93, Standard Method of Test for Determining Bituminous Mix Design by the Marshall Method.

Alaska Test Method T-17 is the mix design method and also includes criteria which must be met for the class of mix specified in the bid schedule.

b.	Alaska Standard Practice SP-9, Rev. 07/93, Standard Practice for Abbreviated Testing Procedures to Monitor Process Control of Coarse and Fine Aggregate Gradations.

Standard practice SP-9 contains test methods for contractor process control as well as a minimum testing frequency, and a list of typical field laboratory equipment to be furnished by the Contractor.

PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  HOLIDAYS.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(5/7/91)

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  QUALIFICATION OF BIDDERS.  Delete the second paragraph.  (5/12/89)

Special Provisions

102-1.01  QUALIFICATION OF BIDDERS.  Add the following:  No bid will be accepted from, nor contract awarded to, any bidder not represented at the mandatory pre-bid conference.

The mandatory pre-bid conference will be held by the Department at 2:00 PM Alaska Standard Time in the main conference room at 4111 Aviation Avenue, Anchorage, Alaska, fourteen calendar days prior to the bid opening.

Contractors' representatives at the mandatory pre-bid conference will be allowed to represent one bidder only.  Attendance at the mandatory pre-bid conference will be acknowledged by addendum prior to the bid opening.

Standard Modifications

102-1.06  PREPARATION OF PROPOSAL.  Replace the second paragraph with the following:  The bidder shall specify a unit price, in figures, for each pay item for which a quantity is given and shall also show the products of the respective unit prices and quantities written in figures in the column provided for that purpose and the total amount of the proposal obtained by adding the amounts of the several items.  All the figures shall be in ink or typed.  In the event of a discrepancy between unit bid prices and extensions, the unit bid price shall govern.  Any changes shall be initialed by the person signing the proposal.  (7/2/93)M58

Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

(5/7/91)

102-1.07  NON-RESPONSIVE PROPOSALS.  Delete numbered  subsection 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06.  (5/7/91)

Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)

102-1.12   ADDENDA   REQUIREMENTS.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  CONSIDERATION OF PROPOSALS.  Add the following:  The apparent low bidder shall submit a completed Subcontractor List, form 25D-5(C), within 5 working days following receipt of written notification by the Department.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess  of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or,

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or,

9.	is determined by the Contracting Officer not to be responsible.

(4/1/93)R82

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  CHANGES.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  AUTHORITY OF THE ENGINEER.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

Special Provisions

105-1.06  COOPERATION WITH UTILITIES.  Add the following:  There are various and numerous utility appurtenances located within the project limits.  The Contractor shall cooperate with the Utilities or their contractors, and allow them access to the project for any adjustments and/or relocations.

The contract will indicate the various utilities known to be within the work zone.  All existing facilities are to remain in place.  The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the Utility that the facility has been abandoned-in-place.

The locations of underground facilities shown in various sections of the plan set are approximate only, and other facilities may exist that area not shown.  Every effort has been made to show the buried utilities on all sections of the plan set, but some inadvertent omissions may be found between these sections.  This shall not be cause for additional compensation because the Contractor shall request locates from all of the utilities having facilities in the area.  Their telephone numbers are as follows:

Locate Call Center	278-3121

Anchorage Telephone Utility	564-1555

Chugach Electric Association	562-2278

Anchorage Water/Wastewater Utility	564-2762

DOT/PF Maintenance and Operations	333-2411

ENSTAR Natural Gas Company	264-3740

PRIME Cable Television	562-3133

A cathodic protection area sweep is required after all underground work has been completed and before paving begins.  The sweep will take one day to perform and will require three working days notice to ENSTAR prior to performing the work.  If any underground contacts area detected, additional time will be required to perform repairs.

After the field locates are made and before starting construction within his work area, the Contractor shall insure that there are no conflicts by physically exposing all of the utility facilities as required and approved by the owning Utility.

All existing utilities shall remain in service until any new utilities are installed and put into service.

Prior to any adjustment and/or relocation of the Utility's facilities, construction stakes by the Contractor in the areas of conflicts may be required.  The Utility requesting the stakes, through the Engineer, shall be given one (1) week notice when this area will be staked.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  Also, the Utilities may restrict or prohibit the Contractor, through the Engineer, from working near their facilities when the ground is frozen.

If an electrical cable is damaged and requires splicing, the first occurrence will be repaired by the Utility with the party causing the damage paying the repair costs.  If the cable is damaged a second time, the cable will be replaced between junction points.  The party causing the damage shall pay for replacing the cable.

ENSTAR Natural Gas Company.  The digout area on the Old Seward Highway, north of Dowling Road, is in close proximity to the existing six (6) inch gasline that runs along the east side of the Old Seward Highway.  Hand-digging will be required to locate this gasline.  No boring will be allowed in this area.  The Contractor shall support and protect the gas line, whenever it is exposed, in a method approved by ENSTAR.  The Contractor shall provide fifteen days advance written notice to ENSTAR prior to any excavation in this area to allow for scheduling of crews.

Anchorage Water/Wastewater Utility.  Valve adjustments will be required at Sta. "DR" 9+30.5, 23 feet Lt, Sta. "DR" 9+76, 41.7 feet Rt, Sta. "DR" 10+51, 26 feet Lt, Sta. "DR" 10+65, 22.6 feet Lt and Sta. "DR" 11+74, 20.6 feet Lt.  A sanitary sewer manhole adjustment will be required at Sta. "DR" 9+47, 40.6 feet Lt.

All AWWU relocation work is a part of the construction contract.  Refer to Section 627, Water Systems.  AWWU personnel will be responsible for a field inspection of their facilities prior to any work and upon completion of work.  Fifteen days advance written notice shall be given to AWWU for scheduling of crews.

Standard Modifications

105-1.12  LOAD RESTRICTIONS.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan.  (5/7/91)

105-1.15  PROJECT COMPLETION.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work scheduled under subsection 618-3.04 Maintenance of Seeded Areas and subsection 621-3.04 Period of Establishment, a letter of project completion will be issued by the Engineer.  (7/2/93)M7

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.  (7/2/93)M8

Special Provisions

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES.  Replace the first sentence of the eighth paragraph with the following:  If the claim is not resolved by agreement within 30 days of its receipt, the Engineer will issue a written decision to the Contractor.  (7/2/93)S71

Add the following:  Legal actions will be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/29/87)

SECTION 106

CONTROL OF MATERIALS

Special Provisions

106-1.01  SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.  Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be manufactured in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract amount, or $2500, whichever is greater.  Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(7/2/93)S13

106-1.02  LOCAL MATERIAL SOURCES.  General.  Add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.11  PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.  Add the following to the third paragraph: When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.

The Contractor shall not excavate, nor use for fill, any material suspected of or found to contain hazardous substances or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected of or found to contain hazardous substances or petroleum fuels.

The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  Also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.  (5/7/91)

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2253.

Add the following:  All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

Standard Modifications

107-1.13  RESPONSIBILITY FOR DAMAGE CLAIMS.  In the first sentence, change "claims or actions for injuries" to read "claims, actions or liabilities for injuries".  (5/12/89)

Special Provisions

107-1.15 CONTRACTOR'S RESPONSIBILITY FOR WORK.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.  (5/7/91)

Standard Modifications

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICES.  In the last sentence of the third paragraph delete: "by the local fire authority."  (5/12/89)

Special Provisions

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.  Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning Utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the Utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The Utility mislocates the facility in the field by more than 2.5-feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the Utility.

(9/1/89)

Add the following:  Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 10 feet of an overhead electrical line.

2.	Operations anticipated to be within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment which is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work to be performed.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

Providing a safety observer will not be paid for separately, but will be subsidiary to the item(s) of work being performed requiring cable watch services.

107-1.21 PERMITS.  Add the following subsection:  The following permit has been received on the Contractor's behalf by the Department:

Department of Health & Human Services, Noise Permit No. 99055, dated July 1, 1992.

The permit obtained by the Department is attached to these specifications as Appendix A.  The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have copies of the permits posted in the project office.

(9/1/89)R9

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  SUBLETTING OF CONTRACT.  Add the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Commercial Driver's License, with appropriate endorsements for the class of vehicle to be operated.

2.	Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the contract.  These criteria are:

1.	the owner-operator's right to control the manner in which the work is to be performed,

2. 	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)

Standard Modifications

108-1.03  PROSECUTION AND PROGRESS.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)

Special Provisions

108-1.03  PROSECUTION AND PROGRESS.  In the first paragraph, delete the words "At this time" and substitute:  "Five working days before the preconstruction conference".  (5/7/91)S50

Add the following:  The Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

108-1.04  LIMITATION OF OPERATIONS.  Add the following:  The Stone Mastic Asphalt Concrete shall be placed at the Dowling Road and Old Seward Highway Intersection first.  After a five working day evaluation period, Stone Mastic Asphalt Concrete may be placed at the Dimond and O'Malley Intersections.

108-1.05  CHARACTER OF WORKMEN, METHODS AND EQUIPMENT.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer.  (9/1/89)

Standard Modifications

108-1.07  FAILURE TO COMPLETE ON TIME.  Replace the third sentence of the first paragraph with the following:  The amount of these deductions is to reimburse the Department for estimated additional contract administration expenses incurred as a result of the Contractor's failure to complete the work within the time specified.

Replace Table 108-1 with the following:

TABLE 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  |  |
| --- | --- | --- |
| From More Than | To and Including | Daily Charge |
| $ 0 | $ 100,000 | $ 300 |
| 100,000 | 500,000 | 550 |
| 500,000 | 1,000,000 | 750 |
| 1,000,000 | 2,000,000 | 1,000 |
| 2,000,000 | 5,000,000 | 1,500 |
| 5,000,000 | 10,000,000 | 2,500 |
| 10,000,000 | - | 3,000 |

(7/2/93)M49

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  GENERAL.  Add the following:  When more than one type of material or work is specified for a pay item, letter or numeric suffixes, included within the parenthesis following the pay item number, will differentiate the types.  (7/2/93)S63

109-1.02  MEASUREMENT OF QUANTITIES.  Add the following:

TABLE 109-1

| CONVERSION TO THE SI INTERNATIONAL SYSTEM OF UNITS* |  |  |
| --- | --- | --- |
| To convert from | to | Multiply by |
| mile (US Statute) | meter (m) | 1,609.347 |
| foot | meter (m) | 0.3048 |
| foot (US survey) | meter (m) | 1200/3937 |
| inch | meter (m) | 0.0254 |
| square foot | square meter (m2) | 0.09290304 |
| square yard | square meter (m2) | 0.8361274 |
| acre (US Survey) | square meter (m2) | 4,046.873 |
| cubic foot | cubic meter (m3) | 0.02831685 |
| cubic yard | cubic meter (m3) | 0.7645549 |
| gallon (US liquid) | cubic meter (m3) | 0.003785412 |
| M. Gal. | cubic meter (m3) | 3.785412 |
| pound (lb avoirdupois) | kilogram (kg) | 0.45359237 |
| ton (short, 2000 lb) | kilogram (kg) | 907.1847 |
| pound-force (lbf) | newton (N) | 4.448222 |
| footcandle | lux (lx) | 10.76391 |
| degree Fahrenheit | degree Celsius (C) | tC=(tF-32)/1.8 |

* From ASTM publication E380-89a, Standard Practice for Use of the International System of Units (SI) The Modernized Metric System.

(1/31/92)R136

Standard Modifications

109-1.03 SCOPE OF PAYMENT.  Delete the last sentence of the fourth paragraph.  (5/7/91)

Special Provisions

109-1.05  COMPENSATION FOR EXTRA WORK.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)

109-1.07  PAYMENT FOR MATERIALS ON HAND.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Anchorage, Alaska only.  (9/1/89)

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  DESCRIPTION.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, Code of Federal Regulations (CFR), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  INTERPRETATION.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  DEFINITIONS AND TERMS.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular Contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03.3 for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a Contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  UTILIZATION GOAL.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Utilization Goal in order to be eligible for award of this contract.

120-3.01  DETERMINATION OF COMPLIANCE.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  GOOD FAITH EFFORT.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE CREDIT.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that ALL of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to  the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  DEFAULT OF DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02, Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, ALL of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02,  Good Faith Effort.

120-4.01  METHOD OF MEASUREMENT.  The Contractor shall be entitled to count toward the DBE Utilization Goal those monies allowed by the Engineer in Subsection 120-3.03, paragraph No. 4,  as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under Subsection 120-5.01, Basis of Payment.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100 percent.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  BASIS OF PAYMENT.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01 until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per Subsection 120-3.03, paragraph No. 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(5/5/89)

Add the following:  A change order is not required for DBE adjustment, the Notice to Proceed shall constitute the notice required to initiate this item.  (12/8/92)R166

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-2.04  REMOVAL OF PAVEMENT, SIDEWALKS, CURBS, ETC.  Add the following:  For disposal of removed asphalt concrete, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt.  A DEC permitting officer in Anchorage may be contacted at 563-6529, extension 246.

A DEC approved site for disposal of removed asphalt is available at no charge to the Contractor at the Hiland Road Solid Waste Facility.  In order to use this site, the Contractor shall meet the following requirements:

1.	All dumping shall be coordinated through the Eagle River Street Maintenance office at 694-3487.

2.	Leveling course material may be included with removed asphalt if it does not exceed 30 percent of the total volume delivered.

3.	For quantities over 500 tons, the Contractor shall stockpile materials in a manner acceptable to the Municipality of Anchorage.

4.	The broken asphalt pieces shall be six inches or less in maximum dimension.

(5/6/93)R84a

202-2.05  PAVEMENT PLANING.  Add the following Subsection:  The Contractor shall remove existing asphalt concrete pavement by cold planing at the locations shown on the plans.  The surface of the pavement after planing shall be uniformly rough grooved or ridged.

The Contractor shall remove all planed material from the project immediately after planing.  Disposal areas shall be outside the project limits and in accordance with Subsection 202-2.04, Removal of Pavement, Sidewalks, Curbs, Etc.  The Contractor shall obtain written consent from the property owner.  The Contractor shall also obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt.  A DEC permitting officer in Anchorage may be contacted at 563-6529, extension 246.

During the planing operation, the Contractor shall sweep the streets with mechanical sweepers equipped with vacuum and water sprinkling devices to control dust and remove all loosened material from the planed areas.  The removal operation shall follow within 50 feet of the planing machine.

The Contractor shall not allow traffic to travel on surfaces that have an abrupt longitudinal planed edge greater than 2 inches.  In the event that it is necessary to route traffic across such edges, an asphalt concrete transition 2 feet in width shall be placed adjacent to the edge and to all gutters.

A tolerance of 1/8-inch shall be maintained by the planer between adjacent passes.

The existing curb and gutter not designated for removal shall not be damaged or disturbed.  Any damage caused by the planing operation shall be repaired by the Contractor at his expense.

The planing machine shall be specifically designed for the removal of bituminous pavement without the addition of heat.  The cutting drum shall be a minimum of 60 inches wide and shall be equipped with cutting teeth placed in a variable lacing pattern to produce the desired finish.

The planing machine shall have the following capabilities:

1.	operating speeds from 0 to 40 feet per minute,

2.	self propelled,

3.	able to spray water at the cutting drum to minimize dust,

4.	able to remove material next to the gutter,

5.	designed so that the operator can at all times observe the planing operation without leaving the controls,

6.	adjustable as to slope and depth,

7.	longitudinal grade control automatically actuated by the use of a 30-foot ski, and

8.	able to cut up to 3 inches without producing fumes or smoke.

The Contractor shall provide a smaller machine to trim areas that are inaccessible to the larger machine.

202-4.01  BASIS OF PAYMENT.  Add the following:  Mechanical sweepers required for the planing operation will be paid for under Item 643(17), Street Sweeping.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

202(15)	Pavement Planing	Square yard

SECTION 203

EXCAVATION AND EMBANKMENT

Standard Modifications

203-2.05  BORROW.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.  (5/12/89)

203-3.02 EMBANKMENT CONSTRUCTION.  On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible.  (5/7/91)

Special Provisions

203-4.01  METHOD OF MEASUREMENT.  Add the following:  No deduction from the excavation quantities will be made for pavement removal.

Standard Modifications

203-5.01  BASIS OF PAYMENT.  Change Pay items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 MATERIALS.  Delete this subsection in its entirety and substitute the following:  Bedding and backfill materials shall meet the requirements for Selected Material, Type A, as specified in Subsection 703-2.07, Selected Material.  Pipe bedding and backfill material shall also pass the 3-inch sieve.

Selected Material, Type A pipe backfill shall extend a minimum of 12 inches above the pipe.  Excavated native material shall be utilized for the remainder of the trench backfill if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  All suitable material from structure excavation shall be used for bedding and backfill prior to using material from another source.

204-3.01  CONSTRUCTION REQUIREMENTS.  Add the following to the third paragraph:  Native material may be utilized for electrical conduit bedding and backfill outside the pavement structure if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Compaction may be as approved by the Engineer.

(3/23/93)R25

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  MATERIALS.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to Table 703-2, Grading D-1.

301-2.01  MATERIALS.  Add the following after the first paragraph:  At the Contractor's option, recycled asphalt pavement (RAP) may be substituted for crushed aggregate base course, inch for inch, if the following conditions are met:

1.	RAP shall be crushed or processed to 100 percent by weight passing the 1½-inch sieve and 95 - 100 percent by weight passing the 1-inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| SIEVE | % PASSING BY WEIGHT |
| --- | --- |
| 1 | 100 |
| ¾ | 70-100 |
| _ | 42-90 |
| No. 4 | 28-78 |
| No. 16 | 11-54 |
| No. 50 | 5-34 |
| No. 100 | 3-22 |
| No. 200 | 0-6 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAP.

301-3.01  PLACING.  Add the following:  Base course material used for the sidewalk and pathway foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface.  (9/1/89)R26

301-3.03  SHAPING AND COMPACTION.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 90 psi (+5 psi) and the roller shall have a minimum operating weight per tire of 3,000 pounds.

301-5.01  BASIS OF PAYMENT.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, it will be paid for as Item 301(1), Crushed Aggregate Base Course at the unit price shown on the bid schedule for that item.

(6/11/93)R176

Add the following Section:

SECTION 308

CRUSHED ASPHALT BASE COURSE

Special Provisions

308-1.01  DESCRIPTION.  This item shall consist of crushing the existing asphalt pavement using a rotomiller or planer and blending the crushed pavement into the existing base course layer.  The mixture shall then be shaped and compacted as a base course to the grades shown on the plans.

308-2.01  MATERIALS.  The existing asphalt pavement shall be crushed or processed to 100 percent by weight passing the 2-inch sieve and 95 - 100 percent by weight passing the 1½-inch sieve.

The crushed asphalt base course mixture, as described in Subsection 308-1.01, shall be of uniform gradation with no segregation or pockets of unmixed materials.

CONSTRUCTION REQUIREMENTS

308-3.01  GRADING AND PLACING.  The rotomiller or planer shall have the following capabilities:

1.	self propelled,

2.	able to spray water at the cutting drum to minimize dust, and

3.	adjustable as to slope and depth.

The crushed pavement shall be mixed with approximately 2 inches of the underlying base course.  Additional crushed aggregate base course material shall be added to the crushed asphalt base course mixture as directed by the Engineer.  The crushed asphalt base course shall be bladed until a smooth, uniform surface is obtained that is true to line, grade and cross-section and the mix is in condition for compacting.

In areas where the existing asphalt pavement depth varies, and the Contractor is unable to attain a smooth grade, crushed aggregate base course material shall be added to the mix as a filler to attain the proper grade.

The work area shall be kept free of standing water at all times.

308-3.02  FINISHING AND COMPACTING.  Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 50,000 pounds impact per vibration and a minimum frequency of 1,000 vibrations per minute.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.

After spreading and mixing, the crushed asphalt base course shall be thoroughly watered and compacted by rolling.  The rolling shall progress by lapping uniformly each preceding rearwheel track by one-half the width of such track.  Rolling with a vibratory compactor shall be as determined by the test strip for density acceptance.

After rolling, the crushed asphalt base course should be thoroughly set, the interstices of the material reduced to a minimum, and creeping of the stone ahead of the roller should no longer be visible.  Blading and rolling shall be done alternately, as required or directed, to obtain a smooth, even and uniformly compacted base.  The crushed asphalt base course shall not be rolled when the underlying base course is soft or yielding or when the rolling causes undulation in the crushed asphalt base course.

When the rolling develops irregularities that exceed _-inch when tested with a 10-foot straightedge, the irregular surface shall be loosened, refilled with the same kind of material as used in constructing the crushed asphalt base course, and rolled again as required.

In areas inaccessible to rollers, the crushed asphalt base course shall be compacted thoroughly with mechanical tampers.  The Contractor may propose an alternate method of rolling and scarifying which should be submitted to the Engineer for approval at the Pre-Construction Conference.

308-3.03  SURFACE TEST.  After rolling and compacting of the crushed ashalt base course has been completed, the surface shall be tested for smoothness and accuracy of grade and crown.  Any portion lacking the required smoothness or failing in accuracy of grade of crown shall be scarified, reshaped, recompacted, and otherwise manipulated as the Engineer may direct until the required smoothness and accuracy are obtained.  The finished surface shall not vary more than _-inch from a 10-foot straightedge when applied to the surface parallel with, and at right angles to, the centerline.

308-3.04  PROTECTION.  Work on the crushed asphalt base course shall not be accomplished during freezing temperatures nor when the subgrade is wet.  If the imported crushed aggregate base course contains frozen materials or the underlying base course is frozen, construction shall be stopped.

308-3.05  MAINTENANCE.  Following the completion of the crushed asphalt base course, the Contractor shall perform all maintenance work necessary to keep the surface in a condition satisfactory for tack coat.  After application of tack coat, the surface shall be kept clean and free from foreign material.  The surface shall be properly drained at all times.  If cleaning is necessary, or if the tack coat becomes disturbed, any remedial effort necessary shall be performed at the expense of the Contractor.

308-4.01  METHOD OF MEASUREMENT.  Crushed asphalt base course shall be measured for payment by the square yard of the finished surface.

Water required for compaction of the crushed asphalt base course will be considered a subsidiary obligation.

308-5.01  BASIS OF PAYMENT.  The accepted quantity of crushed asphalt base course will be paid for at the contract unit price per square yard complete and in place.

Additional crushed aggregate base course, if required, will be paid for under Section 301.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

308(1)	Crushed Asphalt Base Course	Square Yard

SECTION 402

TACK COAT

Special Provisions

402-2.01  ASPHALT MATERIAL.  Delete "CSS-1" and substitute "STE-1".

402-3.04  DILUTION OF ASPHALT MATERIAL.  Delete this subsection in its entirety.

402-3.05  APPLICATION OF ASPHALT MATERIAL.  Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.02 to 0.10 gallons".  (9/1/89)

402-5.01  BASIS OF PAYMENT.  Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

402(3)	STE-1 Asphalt for Tack Coat	Ton

Add the following Section:

SECTION 407

STONE MASTIC ASPHALT CONCRETE PAVEMENT

Special Provisions

407-1.01  DESCRIPTION.  This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the Stone Mastic Asphalt (SMA) concrete mixture on a previously prepared surface, all as specified in the contract and in conformance with the lines, grades and thicknesses shown on the plans.

407-2.01  COMPOSITION OF STONE MASTIC ASPHALT CONCRETE MIXTURES - JOB MIX DESIGN.  Asphalt concrete mixtures shall be composed of aggregate, asphalt cement, and required additives combined within the limits for the type and class specified in the contract.

The Contractor shall provide a Stone Mastic Asphalt concrete mixture that meets the Stone Mastic Asphalt concrete mix design requirements of Table 407-1.  The Engineer will evaluate the Trial Job Mix Design to determine conformance with Table 407-1, when tested in  accordance with ATM T-17.

At least 15 calendar days prior to the production of Stone Mastic Asphalt concrete pavement mix, the Contractor shall submit the following to the Engineer:

1.	Notification that aggregate proposed for the Stone Mastic Asphalt concrete mixture is available for sampling.

2.	A letter stating the proposed gradation for the Trial Job Mix Design, gradations for individual stockpiles, and blend ratio for each aggregate stockpile.

3.	A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in  Section 702, manufacturer's certificate of compliance with Section 702, and a temperature viscosity curve for the asphalt cement.

4.	A 1/2 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

5.	The Contractor shall accompany the Engineer during sampling, and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.

6.	A minimum of a five pound sample of the stabilizing additive (cellulose or polyolefin) proposed for use in the mixture, including name of product, manufacture, test results as required in Section 407-2.05 and manufactures certificate of compliance with Section 407-2.05.

The Engineer will evaluate the gradation for the Trial Job Mix Design and suitability of the materials submitted.  If the Stone Mastic Asphalt concrete mixture conforms to the Stone Mastic Asphalt concrete mix design requirements specified in Table 407-1, when tested in accordance with ATM T-17, the Engineer will approve the Trial Job Mix Design and specify a target value for the asphalt cement content, mixing temperature and additives.

If the Trial Job Mix Design does not conform to the Stone Mastic Asphalt concrete mix design requirements specified in Table 407-1, when tested by the Engineer, the Contractor shall submit in writing to the Engineer another proposed gradation for a second Trial Job Mix Design.  Samples of aggregate and additional asphalt cement shall be obtained in the same manner as for the original Trial Job Mix Design.  The Engineer shall evaluate and test the second Trial Job Mix Design and either approve or disapprove the design based on the contract requirements.  The above procedure shall be repeated until the Trial Job Mix Design is approved.  Trial Job Mix Design test results will be available within 15 calendar days of each submittal.

If the Contractor proposes a change in source of aggregate material, stabilizing additive, source of asphalt cement or a change in the gradation target values after production has started, the Contractor shall submit in writing the proposed gradation target values to the Engineer and request a new Trial Job Mix Design be evaluated for approval.  The Contractor shall accompany the Engineer during sampling and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.  Approval of the new Trial Job Mix Design and/or aggregate material will require testing and evaluation.  Trial Job Mix Design test results will be available within 15 calendar days of submittal.  If the Stone Mastic Asphalt concrete mixture conforms to the Stone Mastic Asphalt concrete mix design requirements specified in Table 407-1, when tested in accordance with ATM T-17, the Engineer will develop a new target value for the asphalt cement content, mixing temperature and additives.  The new target values for gradation and asphalt cement content will only be in effect on asphalt concrete mixture produced after the Contractor submittal of the new gradation target values for the Trial Job Mix Design.

The location and type of the mixing plant shall be included with the Trial Job Mix Design data.  Stone Mastic Asphalt concrete mixtures produced from different plants shall not be mixed.

Table 407-1

Stone Mastic Asphaltic Concrete Mix Design Requirements Design Parameters Requirement Stability, lbs., min. 1,000 Flow, 0.01 inch (0.25 mm) 8-16 Voids in total mix, percent 2-4 Compaction, number of blows each side of test specimen 50 Dust-asphalt ratio (1) 0.6-1.4 Voids in the mineral aggregate (VMA) 15.0 (1) Dust-asphalt ratio is defined as the percent of material passing the U.S. No. 200 sieve divided by the percent of asphalt (calculated by weight of mix).

407-2.02  AGGREGATES.  Aggregate gradation shall be of the type specified in the contract and shall conform to the requirements of Table 703-8 in Subsection 703-2.12.

407-2.03  ASPHALT MATERIALS.  The grade of asphalt cement will be specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702.  Asphalt cement may be conditionally accepted at the source.  If the material is to be conditionally accepted at the source, the Contractor shall provide a manufacture's certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the material is shipped.

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the asphalt supplied for the Trial Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended while a new Trial Job Mix Design proposal is submitted for approval.

407-2.04  ANTI-STRIP ADDITIVES.  Anti-strip agents shall be used in the proportions determined by ATM T-14 and shall be included in the approved Trial Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.

407-2.05  STABILIZING ADDITIVES.  Cellulose or polyolefin stabilizing additive shall be used.  The dosage rate for the cellulose is 0.3 percent by weight of the total mix.  The dosage rate for the polyolefin is 0.4 percent by weight of the total mix.  The allowable tolerance per ton shall not exceed ± 10 percent of the required weight of the stabilizing additive.

The cellulose stabilizing additive shall conform to the properties shown in Table 407-2, the polyolefin stabilizing additive shall conform to the properties shown in Table 407-3.

TABLE 407-2

CELLULOSE STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Sieve Analysis: Method A - Alpine Sieve Analysis(1): Fiber Length Percent passing No. 100 sieve Method B - Mesh Screen Analysis(2): Fiber Length Percent passing No. 20 sieve Percent passing No. 40 sieve Percent passing No. 140 sieve | 0.25"(max) 60-80 0.035"-0.06"(avg) 78-95 53-83 28-73 |
| Ash Content3 | 20% non-volatiles (max) |
| pH(4) | 7.5 +/-1.0 |
| Oil Absorption(5) | 6.0 +/-1.0 times fiber weight |
| Moisture Content(6) | < 5% |
| Bulk Density(7) | 1.25 - 2.50 lbs/ft3 |

Notes:

(1)	Method A - Alpine Sieve Analysis.  This test is performed using an Alpine Air Jet Sieve (Type 200 LS).  A representative five gram sample of fiber is sieved for 14 minutes at a controlled vacuum of 22 inches (+/- 3) of water.  The portion remaining on the screen is weighed.

(2)	Method B - Mesh Screen Analysis.  This test is performed using standard No. 20, 40, 60, 80, 100, and 140 sieves, nylon brushes and a shaker.  A representative 10 gram sample of fiber is sieved, using a shaker and two nylon brushes on each screen.  The amount retained on each sieve is weighed and the percentage passing calculated.

(3)	Ash Content.  A representative 2-3 gram sample of fiber is placed in a tared crucible and heated between 1100 and 1200 F for not less than two hours.  The crucible and ash are cooled in a desiccator and reweighed.

(4)	pH Test.  Five grams of fiber is added to 100 ml of distilled water, stirred and let sit for 30 minutes.  The pH is determined with a probe calibrated with pH 7.0 buffer.

(5)	Oil Absorption Test.  Five grams of fiber is accurately weighed and suspended in an excess of mineral spirits for not less than five minutes to ensure total saturation.  It is then placed in a screen mesh strainer (approximately 0.5 square millimeter hole size) and shaken on a wrist action shaker for ten minutes (approximately 1 - 1/4 inch motion at 240 shakes/minute).  The shaken mass is then transferred without touching, to a tared container and weighed.  Results are reported as the amount (number of times its own weight) the fibers are able to absorb.

(6)	Moisture Content.  Ten grams of fiber is weighed and placed in a 250 F forced air oven for two hours.  The sample is then reweighed immediately upon removal from the oven.

(7)	Bulk Density.  Fluff fiber with air or Hobart Mixer, weigh out 25 grams of fiber, place in 100 ml cylinder, tap cylinder and measure volume.

TABLE 407-3

POLYOLEFIN STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Chemical Property | Ethylene, Propylene, Butane 1, Terpolymer, double bond free with no other functional group. |
| Specific Gravity | 0.86 |
| Size | Approx. 1/8" diameter by 1/8" length |
| Softening Point | 200 F |

407-2.06  PROCESS QUALITY CONTROL.  It is expressly understood that the contractor is solely responsible for the sampling and testing of material for process control of the asphalt concrete mixture including screening, crushing, blending, stockpiling of the aggregate, production of the asphalt concrete mixture and monitoring compaction of the asphalt concrete mixture.

CONSTRUCTION REQUIREMENTS

407-3.01  WEATHER LIMITATIONS.  The Stone Mastic Asphalt concrete mixture shall not be placed on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture.  No Stone Mastic Asphalt concrete mixture shall be placed unless the surface temperature is 50 degrees F or warmer.

407-3.02  EQUIPMENT.  All equipment shall be in good working order and free of asphalt concrete mix buildup.  All equipment shall be available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

407-3.03  BITUMINOUS MIXING PLANTS.  Mixing plants shall conform to AASHTO M 156.

Proportioning (batch) scales shall not be used for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

407-3.04  HAULING EQUIPMENT.  Trucks used for hauling asphalt mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department's Approved Products List.  Diesel fuel or fuel oil shall not be used as an asphalt release agent.

Each truck shall have a watertight canvas cover of such size as to extend at least one foot over the sides and end of the truck bed and be adequately secured to protect the asphalt concrete mixture.  The use of the canvas cover shall be at the Engineer's direction.

407-3.05  ASPHALT PAVERS.   Asphalt pavers shall be self-propelled units provided with a heated vibratory screed. Grade and cross slope shall be controlled through the use of automatic grade and slope control devices.  The paver screed control system shall be automatically actuated by the use of an erected string line or a mobile stringline (ski) at least 30 feet in length on the high side of the paver.  Grade control shall be used on either  a) both the high and low sides or b) grade control on the high side and slope control on the low side.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation.  The hopper shall be equipped with a distribution system to place the Stone Mastic Asphalt concrete mixture uniformly in front of the screed.  Hopper wings shall not be dumped while paving.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the Stone Mastic Asphalt concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Auger extensions shall be within 1.5 feet of the screed extension on both sides.

The use of a pickup machine to transfer the asphalt concrete mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collection of the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any detrimental effects are observed.

407-3.06  ROLLERS.  The Contractor shall supply a minimum of three rollers weighing a minimum of 12 tons each to compact the mixture to the required density while maintaining the pace of the paving operations.  Rollers shall be of the static steel wheel or vibratory steel wheel type.  The roller drums shall be a minimum of 7 feet wide.  The rollers shall be self propelled and capable of reversing without backlash.  They shall be specifically designed to compact hot asphalt concrete mixtures.  The use of equipment which results in crushing of the aggregate or pick up of the stone mastic asphalt concrete mixture will not be permitted.

407-3.07  PREPARATION OF EXISTING SURFACE.  Existing surfaces shall be prepared in conformance with the plans and specifications.  Existing paved surfaces shall be cleaned of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

After planing of a section of the roadway has been completed, that section shall be inspected by the Engineer for areas of distress or failure.  Areas requiring repair shall have the remaining pavement removed, and the distressed area shall be excavated to the depth and limits directed by the Engineer.  The excavated area shall be backfilled, as directed by the Engineer, with crushed aggregate base course material in conformance with the requirements of Section 301 or with Stone Mastic Asphalt Concrete.

Contact surfaces of curbing, gutters, manholes, and other structures shall be coated with a thin, uniform coating of tack coat material in conformance with Section 402 prior to the Stone Mastic Asphalt concrete mixture being placed.

Surfaces which have received a prime coat shall be allowed to cure.  Surfaces which have received an emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixture.

407-3.08  PREPARATION OF ASPHALT.  A continuous supply of the asphalt cement shall be supplied to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing temperature.

407-3.09  PREPARATION OF AGGREGATES.  The aggregate for the Stone Mastic Asphalt concrete mixture shall be heated and dried to a temperature compatible with the mix requirements specified.  Flames used for drying and heating shall be properly adjusted to avoid damage to the aggregate and to avoid the presence of unburned fuel on the aggregate.  Any asphalt concrete mixture in which soot or fuel is present shall be wasted and no payment made.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5% (by total weight of mix), as determined by ATM T-25.  Adequate dry storage shall be provided for the mineral filler and the stabilizing additive.

407-3.10  MIXING.  The aggregate, asphalt cement, additives, and stabilizing additives shall be combined uniformly in the amounts required by the Job Mix Design.  The materials shall be mixed such that a complete and uniform coating of the aggregate is obtained.

1.	For batch plants.  Stabilizing additive shall be added through a separate inlet directly into the weigh hopper above the pugmill.  The addition of the stabilizing additive shall be timed to occur during the hot aggregate charging of the hopper.  Adequate dry mixing time is required to ensure proper blending of the aggregate and fiber stabilizer.

2.	For drum mix plants.  Cellulose stabilizing additive shall not be used with a drum mix plant.  The polyolefin stabilizing additive shall be added directly into the drum mixer through the RAP inlet.  Polyolefin stabilizing additive shall not be used in a drum mix plant without a RAP inlet.  Operation of the drum mixer will be such to ensure complete blending of the stabilizing additive into the mix.

The dry mixing and wet mixing times for the Stone Mastic Asphalt with the cellulose stabilizing additive shall be a minimum of 15 seconds and 40 seconds, respectively.  The dry mixing and wet mixing times for the Stone Mastic Asphalt with polyolefin shall be a minimum of 4 seconds and 30 seconds, respectively.  For batch plants, dry aggregate shall be placed in motion immediately prior to the addition of asphalt cement.  Wet mixing time shall be adequate to obtain 98% coated particles when tested in accordance with AASHTO T 195.

The temperature of the asphalt concrete mixture at the time of the mixing shall be as determined by the Job Mix Design.

Provisions shall be made for proportioning the mineral filler into the mixture uniformly and in the desired quantities.  Special attention shall be directed to providing appropriate equipment for accurately proportioning the relative large amounts of mineral filler required for an SMA mixture.

407-3.11  TEMPORARY STORAGE OF ASPHALT CONCRETE MIXTURE. Temporary storing or holding of Stone Mastic Asphalt concrete mixture in silo type storage bins will be permitted.

All of the Stone Mastic Asphalt concrete mixture drawn from the silo type storage bins shall conform to all of the requirements for Stone Mastic Asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Rejected Stone Mastic Asphalt concrete mixture shall be disposed of by the Contractor at no cost to the State.

407-3.12  SPREADING AND PLACING.  The Contractor shall submit a Paving Plan for the Engineer's review a minimum of five working days prior to initiating the paving operation.  The plan shall consist of but not be limited to the following:

1.	Paving schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, weight, and operating speed of rollers.

e.	Location of longitudinal joints and method of constructing transverse joints.

f.	Construction plan for paving intersections and driveways.

The Stone Mastic Asphalt concrete mixture shall be laid upon a surface approved by the Engineer, spread and struck off and compacted to the required compacted thickness.  It shall be spread and compacted in one layer if the total thickness is 3 inches or less.  Asphalt pavers shall be used to distribute the Stone Mastic Asphalt concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of Subsection 407-3.14.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable, the Stone Mastic Asphalt concrete mixture shall be spread, raked and luted by hand tools.  For such areas the Stone Mastic Asphalt concrete mixture shall be placed to the required compacted thickness.

Any Stone Mastic Asphalt concrete mixture which is contaminated or segregated will be rejected.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor's control, in order to prevent lane edge dropoff.  When the pavement edge dropoff exceeds 2 inches, shoulder material shall be placed against the pavement edge.

Paving shall not begin until all adjacent curb has been poured and cured for 72 hours or until satisfactory strength is achieved.

407-3.13  COMPACTION.  Immediately after the asphalt concrete mixture has been spread, struck-off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.

Due to the nature of Stone Mastic Asphalt mixtures the surface shall be rolled immediately.  Rolling shall be accomplished with a minimum of three steel wheel rollers of a minimum weight of 12 tons each.  Rolling procedures should be adjusted to provide the specified pavement density.  Rollers shall move at a uniform speed not to exceed 3 mph with the drive roll nearest the paver.  Rolling shall be continued until all roller marks are eliminated and the minimum density has been obtained.

To prevent adhesion of the mixture to the rollers, it shall be necessary to keep the wheels properly moistened with water mixed with detergent or other approved material.  Rollers showing evidence of excessive pick-up will be replaced.

Once sufficient in-place density has been achieved, rolling operations shall cease. If migration of Stone Mastic Asphalt cement and filler to the compacted pavement surface has occurred, the Contractor shall remove the defective area and replace it with fresh material, at his expense.

The lower specification limit for density will be 93% of the maximum specific gravity (MSG) as determined in accordance with AASHTO T 209 for the first sample from each lot of Stone Mastic Asphalt concrete  mixture as defined in Section 407-4.02.  Acceptance testing for field density will be determined in accordance with ATM T-18.  (Acceptance testing for field density of leveling course will not be done.)

Areas not accessible to the rollers shall be graded with rakes and lutes and compacted with mechanical tampers.  For depressed areas a trench roller may be used to achieve the required compaction.

Any Stone Mastic Asphalt concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective shall be removed and replaced with fresh hot Stone Mastic Asphalt concrete mixture, which shall be compacted to conform with the surrounding area.  Any area showing an excess or deficiency of asphalt cement shall be removed and replaced.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

407-3.14  JOINTS.  Joints shall be constructed to ensure a continuous bond between old and new sections of the course.  All joints shall present the same texture and smoothness as other sections of the course.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Improperly formed joints resulting in surface irregularities shall be removed full depth, replaced with new material, and thoroughly compacted.  Rolling of joints after the material has cooled below 160 degrees Fahrenheit shall not be allowed.  All pavement removal shall be precut to a neat line with a power driven saw.

A thin tack coat of asphalt cement or asphalt emulsion shall be applied on all cold joints and allowed to break prior to placing any fresh asphalt concrete mixture against the joint.  This work shall be completed by the Contractor just prior to paving.

Transverse joints shall be formed by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.

The longitudinal joints in one layer shall offset those in the layer immediately below by at least six inches.  The joints shall be at lane lines. Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset not more than 6 inches from the edge of the stripe.

407-3.15  SURFACE TOLERANCE.  The surface will be tested after final rolling at selected locations using a 10 foot straightedge.  The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.  The Stone Mastic Asphalt concrete mixture in all defective areas shall be removed and replaced.  All costs associated with removal and replacement of Stone Mastic Asphalt concrete mixture in the defective areas shall be borne by the Contractor.

407-3.16  PATCHING DEFECTIVE AREAS.  Any Stone Mastic Asphalt concrete mixture that becomes contaminated with foreign material or is in any way defective as determined by the Engineer shall be removed.  Skin patching will not be permitted.  Defective materials shall be removed for the full thickness of the course.  The pavement shall be cut so that the sides are perpendicular or parallel to the direction of traffic and so that the edges are vertical.  Edges shall be coated with a thin tack coat of material in accordance with Section 402.  Fresh Stone Mastic Asphalt concrete mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements.  The Stone Mastic Asphalt concrete mixture shall be compacted to the density specified.  No payment shall be made for material replacing defective material.  All costs associated with the patching of defective areas shall be borne by the Contractor.

407-4.01  METHOD OF MEASUREMENT.  The Stone Mastic Asphalt concrete mixture will be measured by the ton in accordance with Section 109.  The tonnage used shall be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement material, anti-stripping agent or any other additive used in the mixture.

The method of measurement to be used for asphalt cement will be based on the weight of asphalt cement calculated using the percent of asphalt cement for each sublot as determined by ATM T-23.  These tests shall be the basis for acceptance of the lot.  If the Stone Mastic Asphalt with polyolefin is used, the percent of asphalt cement for each sublot shall be reduced by 0.4 percent, regardless of the actual percent of polyolefin.

The Engineer may direct at any time that tankers shall be weighed before and after unloading in the presence of the Engineer.  If the weight determined at the project varies more than one percent from the invoice amount, payment will be based on the weight determined at the project.

No payment will be made for any asphalt cement in excess of 0.4 percent above the optimum asphalt content specified in the mix design.

Any leftover, waste and diversion will be computed in a manner to be determined by the Engineer.

407-4.02  ACCEPTANCE SAMPLING AND TESTING.  The quantity of each type of Stone Mastic Asphalt concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project.  Acceptance sampling and testing shall be performed by the Engineer.  The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 5,000 tons of Stone Mastic Asphalt concrete mixture.  If the contract quantity is between 5,000 tons and 8,000 tons, the contract quantity will be considered one lot.  The lot will be divided into sublots of 500 tons, each randomly sampled and tested for asphalt cement content, density and gradation in accordance with this subsection.

If the contract quantity is between 2,500 tons and 4,999 tons, the contract quantity will be considered one lot.  The lot will be divided into ten equal sublots.  Each sublot shall be randomly sampled and tested for asphalt cement content, density and gradation in accordance with this subsection.

If the contract quantity is between 1,000 tons and 2,499 tons, the contract quantity will be considered one lot.  The lot will be divided into 5 equal sublots and randomly sampled for asphalt cement content, density and gradation in accordance with this subsection.  The Engineer shall select one sample for every 1,000 tons of mix, or majority portion thereof, for testing.  If the test result(s) conform to the specification limits, the lot will be accepted.  If any of the test results fail to conform to specification limits, the remaining samples will be tested and the lot evaluated for price adjustment in accordance with Subsection 407-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt cement content and density.

If the contract quantity is less than 1,000 tons, asphalt concrete pavement shall be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the asphalt concrete pavement to the specified depth and finished surface requirements and tolerances.  Any area of finished surfacing that is segregated, fails to meet surface tolerance requirements, cools to below 170 degrees F prior to completing compaction, or is any other way defective shall be removed and replaced with new asphalt concrete pavement.  Removal and replacement of defective pavement shall be at no additional cost to the Department.

ATM T-18 will be used to measure density.  One core sample with a minimum diameter of 6 inches will be taken from each sublot.  The MSG for each lot will be determined by the randomly selected sample from the first sublot.

If the project has more than one lot and if less than eight sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the price adjustment computed for the prior lot shall include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

Samples taken for the determination of asphalt cement content and aggregate gradation will be taken from behind the screed prior to initial compaction.  Asphalt cement content shall be determined by ATM T-23.

Samples taken for the determination of aggregate gradation will be as specified for the determination of asphalt cement content.

The Contractor shall cut, within 24 hours of final rolling, full depth samples from the finished mat for density acceptance testing.  The samples shall be neatly cut by a core drill at the randomly selected location designated by the Engineer.  All voids left by sampling shall be backfilled with new Stone Mastic Asphalt concrete material and compacted within 24 hours of sampling.

All tests necessary to determine conformance with the requirements specified in Section 407-2.01 will be performed by the Engineer without cost to the Contractor.

Samples will be evaluated for acceptance in accordance with Subsection 407-4.03.

The Contractor may request a retest of any sample not within the specification limits.  This request must be in writing and delivered to the Engineer within 7 days of receipt of the initial test result.  The Engineer shall select the sample location for the retest.  The original test result will be discarded and the retest value shall be used in the price adjustment calculation, regardless whether the retest value results in a higher or lower pay factor.  Only one retest per sample will be allowed.

401-4.03  EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to each type of Asphalt Concrete Pavement for which the contract quantity equals or exceeds 1000 tons.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis - Standard Deviation (Specification Conformance Analysis) Method using the procedures listed to determine the total estimated percent of the lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in accordance with the Standard Practice for Determination of Outlier Test Results (in Alaska Test Method manual).  Outlier test results shall not be included in the price adjustment calculations.  If any sieve size on a gradation test is an outlier, then none of the gradation test results on that sample shall be included in the price adjustment.  The asphalt cement content test result and the density test results shall be included in the price adjustment.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean (x) and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the specification limits of a material that is acceptable as a process average and receive 100 percent pay.  The contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size specification for gradation shall be 1.00.  The price adjustment is based on the lowest of two pay factors.  The first factor is a composite pay factor for asphalt concrete mixture which includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing non-specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.

A lot containing non-specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with subsection 105-1.11.  The Contractor may submit a written request for acceptance of the material at a reduced price or approved correction.  Such a request shall include an engineering analysis showing expected effects on performance.  The Engineer will determine whether or not the material may remain in place at the reduced price.

The Engineer can reject material which appears to be defective based on visual inspection.  Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis.  Procedures for computation of composite pay factors are as follows:

1.	Eliminate test results found to be outliers by the Standard Practice for Determination of Outlier Test Results and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean (x) of the remaining test results:

Where:	Σ 	= summation of

x=Σxn

x 	= individual test value to xn

n 	= total number of test values

x is rounded to the nearest tenth for density and all sieve sizes except the #200 sieve.  x is rounded to the nearest hundredth for asphalt content and the #200 sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

Where:	Σ(x2) =	summation of the squares of individual test values.

s=nΣ(x2)−(Σx)2n(n-1)

(Σx)2 =	square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest 0.01 for density and all sieve sizes except the #200 sieve.  The sample standard deviation (s) is rounded to the nearest .001 for asphalt content and the #200 sieve.

If the computed sample standard deviation (s) is <0.001, then use s = 0.2 for density and all sieve sizes except the #200 sieve.  Use s =  0.02 for asphalt cement content and the #200 sieve, if the computed sample standard deviatin (s) is <0.001.

3.	Compute the Upper Specification Limit (USL) and Lower Specification Limit (LSL).  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus the allowable deviation in Table 407-4.  The Target Value (TV) is the specification value defined by the Job Mix Design.  The Lower Specification Limit for density is 93 percent.  There is no Upper Specification Limit for density.

4.	Compute the upper quality index (QU):

Where:	USL = Upper Specification Limit

QU=USL-xs

TV  = Target Value

QU is rounded to the nearest hundredth.

5.	Compute the lower quality index (QL):

Where:	LSL = Lower Specification Limit

QL=x-LSLs

QL is rounded to the nearest hundredth.

6.	Determine PU (percent within the upper specification limit which corresponds to a given QU) from Table 407-5.

7.	Determine PL (percent within the lower specification limit which corresponds to a given QL) from Table 407-5.

8.	Determine the Quality Level (the total percent within specification limits) for aggregate gradation and asphalt cement content.

QL = (PL + PU) - 100

Determine the Quality Level for density.

QL = PL

9.	Using the Quality Level from step 8, determine the lot Density Pay Factor (DPF) and gradation and asphalt cement content pay factors (PF) from Table 407-6.

10.	Compute the asphalt concrete mixture Composite Pay Factor (CPF) for asphalt content and gradation using the following formula:

CPF=[f3/4} }  \(  { ital PF}  rSub { size 8{ ital 34
                                        )+f1/2} }  \(  { ital PF}  rSub { size 8{ ital 12
                                        )+.......fac(PFac)]Σf

Table 407-7 is used to determine the weight factor (f) for each sieve size and asphalt content.

Table 407-4

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 3/4 inch | TV-6.0% | TV+6.0% |
| 1/2 inch | TV-6.0% | TV+6.0% |
| 3/8 inch | TV-6.0% | TV+6.0% |
| No. 4 | TV-6.0% | TV+6.0% |
| No. 8 | TV-6.0% | TV+6.0% |
| No. 16 | TV-5.0% | TV+5.0% |
| No. 30 | TV-4.0% | TV+4.0% |
| No. 50 | TV-4.0% | TV+4.0% |
| No. 100 | TV-3.0% | TV+3.0% |
| No. 200 | TV-2.0% | TV+2.0% |
| Asphalt % | TV-0.40% | TV+0.40% |
| Density | 93% | --- |

TABLE 407-5

| UPPER QUALITY INDEX (QU) OR LOWER QUALITY INDEX (QL) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PU or PL | n = 7 | n = 8 | n = 9 | n = 10 to n = 11 | n = 12 to n = 14 | n = 15 to n = 18 |
| 100 | 1.90-2.23 | 2.39 | 2.53 | 2.65 | 2.83 | 3.03 |
| 99 | 1.77-1.89 | 1.95-2.38 | 2.00-2.54 | 2.04-2.64 | 2.09-2.82 | 2.14-3.02 |
| 98 | 1.68-1.76 | 1.81-1.94 | 1.84-1.99 | 1.86-2.03 | 1.91-2.08 | 1.93-2.13 |
| 97 | 1.60-1.67 | 1.70-1.80 | 1.72-1.83 | 1.74-1.85 | 1.77-1.90 | 1.79-1.92 |
| 96 | 1.53-1.59 | 1.61-1.69 | 1.63-1.71 | 1.65-1.73 | 1.67-1.76 | 1.68-1.78 |
| 95 | 1.47-1.52 | 1.54-1.60 | 1.55-1.62 | 1.56-1.64 | 1.58-1.66 | 1.59-1.67 |
| 94 | 1.41-1.46 | 1.47-1.53 | 1.48-1.54 | 1.49-1.55 | 1.50-1.57 | 1.51-1.58 |
| 93 | 1.36-1.40 | 1.41-1.46 | 1.42-1.47 | 1.43-1.48 | 1.44-1.49 | 1.44-1.50 |
| 92 | 1.31-1.35 | 1.36-1.40 | 1.36-1.41 | 1.37-1.42 | 1.37-1.43 | 1.38-1.43 |
| 91 | 1.26-1.30 | 1.30-1.35 | 1.31-1.35 | 1.31-1.35 | 1.31-1.36 | 1.32-1.37 |
| 90 | 1.21-1.25 | 1.25-1.29 | 1.26-1.30 | 1.26-1.30 | 1.26-1.31 | 1.27-1.31 |
| 89 | 1.17-1.20 | 1.21-1.24 | 1.21-1.25 | 1.21-1.25 | 1.21-1.25 | 1.22-1.26 |
| 88 | 1.13-1.16 | 1.16-1.20 | 1.16-1.20 | 1.17-1.20 | 1.17-1.20 | 1.17-1.21 |
| 87 | 1.09-1.12 | 1.12-1.15 | 1.12-1.15 | 1.12-1.16 | 1.12-1.16 | 1.12-1.16 |
| 86 | 1.05-1.08 | 1.08-1.11 | 1.08-1.11 | 1.08-1.11 | 1.08-1.11 | 1.08-1.11 |
| 85 | 1.03-1.04 | 1.04-1.07 | 1.04-1.07 | 1.04-1.07 | 1.04-1.07 | 1.04-1.07 |
| 84 | 0.98-1.00 | 1.00-1.03 | 1.00-1.03 | 1.00-1.03 | 1.00-1.03 | 1.00-1.03 |
| 83 | 0.94-0.97 | 0.96-0.99 | 0.96-0.99 | 0.96-0.99 | 0.96--0.99 | 0.96-0.99 |
| 82 | 0.91-0.93 | 0.93-0.95 | 0.93-0.95 | 0.92-0.95 | 0.92-0.95 | 0.92-0.95 |
| 81 | 0.87-0.90 | 0.89-0.92 | 0.89-0.92 | 0.89-0.92 | 0.89-0.91 | 0.88-0.91 |
| 80 | 0.94-0.86 | 0.86-0.88 | 0.86-0.88 | 0.85-0.88 | 0.85-0.88 | 0.85-0.87 |
| 79 | 0.81-0.83 | 0.82-0.85 | 0.82-0.85 | 0.82-0.84 | 0.82-0.84 | 0.81-0.84 |
| 78 | 0.77-0.80 | 0.79-0.81 | 0.79-0.81 | 0.79-0.81 | 0.78-0.81 | 0.78-0.80 |
| 77 | 0.74-0.76 | 0.76-0.78 | 0.76-0.78 | 0.75-0.78 | 0.75-0.77 | 0.75-0.77 |
| 76 | 0.71-0.73 | 0.73-0.75 | 0.72-0.75 | 0.72-0.74 | 0.72-0.74 | 0.71-0.74 |
| 75 | 0.68-0.70 | 0.70-0.72 | 0.69-0.71 | 0.69-0.71 | 0.69-0.71 | 0.68-0.70 |
| 74 | 0.65-0.67 | 0.66-0.69 | 0.66-0.68 | 0.66-0.68 | 0.66-0.68 | 0.65-0.67 |
| 73 | 0.62-0.64 | 0.63-0.65 | 0.63-0.65 | 0.63-0.65 | 0.62-0.67 | 0.62-0.64 |
| 72 | 0.59-0.61 | 0.60-0.62 | 0.60-0.62 | 0.60-0.62 | 0.59-0.61 | 0.59-0.61 |
| 71 | 0.56-0.58 | 0.57-0.59 | 0.57-0.59 | 0.57-0.59 | 0.57-0.58 | 0.56-0.58 |
| 70 | 0.53-0.55 | 0.55-0.56 | 0.54-0.56 | 0.54-0.56 | 0.54-0.56 | 0.53-0.55 |
| 69 | 0.50-0.52 | 0.52-0.54 | 0.51-0.53 | 0.51-0.53 | 0.51-0.53 | 0.50-0.52 |
| 68 | 0.47-0.49 | 0.49-0.51 | 0.48-0.50 | 0.48-0.50 | 0.48-0.50 | 0.48-0.49 |
| 67 | 0.45-0.46 | 0.46-0.48 | 0.46-0.47 | 0.45-0.47 | 0.45-0.47 | 0.45-0.47 |
| 66 | 0.42-0.44 | 0.43-0.45 | 0.43-0.45 | 0.43-0.44 | 0.42-0.44 | 0.42-0.44 |
| 65 | 0.39-0.41 | 0.40-0.42 | 0.40-0.42 | 0.40-0.42 | 0.40-0.41 | 0.39-0.41 |
| 64 | 0.36-0.38 | 0.38-0.39 | 0.37-0.39 | 0.37-0.39 | 0.37-0.39 | 0.37-0.38 |
| 63 | 0.33-0.35 | 0.35-0.37 | 0.35-0.36 | 0.34-0.36 | 0.34-0.36 | 0.34-0.36 |
| 62 | 0.31-0.32 | 0.32-0.34 | 0.32-0.34 | 0.31-0.33 | 0.31-0.33 | 0.31-0.33 |
| 61 | 0.28-0.30 | 0.29-0.31 | 0.29-0.31 | 0.29-0.30 | 0.29-0.30 | 0.29-0.30 |
| 60 | 0.25-0.27 | 0.27-0.28 | 0.26-0.28 | 0.26-0.28 | 0.26-0.28 | 0.26-0.28 |
| 59 | 0.22-0.24 | 0.24-0.26 | 0.24-0.25 | 0.24-0.25 | 0.23-0.25 | 0.23-0.25 |
| 58 | 0.20-0.21 | 0.21-0.23 | 0.21-0.23 | 0.21-0.23 | 0.21-0.22 | 0.21-0.22 |
| 57 | 0.17-0.19 | 0.19-0.20 | 0.18-0.20 | 0.18-0.20 | 0.18-0.20 | 0.18-0.20 |
| 56 | 0.14-0.16 | 0.16-0.18 | 0.16-0.17 | 0.16-0.17 | 0.16-0.17 | 0.15-0.17 |
| 55 | 0.12-0.13 | 0.13-0.15 | 0.13-0.15 | 0.13-0.15 | 0.13-0.15 | 0.13-0.14 |
| 54 | 0.09-0.11 | 0.11-0.12 | 0.10-0.12 | 0.10-0.12 | 0.10-0.12 | 0.10-0.12 |
| 53 | 0.06-0.08 | 0.08-0.10 | 0.08-0.09 | 0.08-0.09 | 0.08-0.09 | 0.08-0.09 |
| 52 | 0.04-0.05 | 0.05-0.07 | 0.05-0.07 | 0.05-0.07 | 0.05-0.07 | 0.05-0.07 |
| 51 | 0.01-0.03 | 0.03-0.04 | 0.03-0.04 | 0.03-0.04 | 0.03-0.04 | 0.03-0.04 |
| 50 | 0.00 | 0.00-0.02 | 0.00-0.02 | 0.00-0.02 | 0.00-0.02 | 0.00-0.02 |
| NOTE: For negative values of QU or QL, PU or PL is equal to 100 minus the table value for PU or PL. |  |  |  |  |  |  |

TABLE 407-6

| REQUIRED QUALITY LEVEL (QL) FOR A GIVEN SAMPLE SIZE (n) AND A GIVEN PAY FACTOR |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Pay Factor | n = 7 | n = 8 | n = 9 | n = 10 to 11 | n = 12 to 14 | n = 15 to 18 |
| 1.05 | 100 | 100 | 100 | 100 | 100 | 100 |
| 1.04 | 93-99 | 93-99 | 94-99 | 94-99 | 95-99 | 95-99 |
| 1.03 | 89-92 | 90-92 | 91-93 | 91-93 | 92-94 | 93-94 |
| 1.02 | 86-88 | 87-89 | 88-90 | 88-90 | 89-91 | 90-92 |
| 1.01 | 84-85 | 85-86 | 85-87 | 86-87 | 87-88 | 88-89 |
| 1.00 | 81-83 | 82-84 | 83-89 | 84-85 | 85-86 | 86-87 |
| .99 | 79-80 | 80-81 | 81-82 | 82-83 | 83-84 | 85 |
| .98 | 77-78 | 78-79 | 79-80 | 80-81 | 81-82 | 83-84 |
| .97 | 75-76 | 77 | 78 | 78-79 | 80 | 81-82 |
| .96 | 73-74 | 75-76 | 76-77 | 77 | 78-79 | 80 |
| .95 | 72 | 73-74 | 74-75 | 75-76 | 77 | 78-74 |
| .94 | 70-71 | 72 | 73 | 74 | 75-76 | 77 |
| .93 | 69 | 70-71 | 71-72 | 72-73 | 74 | 75-76 |
| .92 | 67-68 | 69 | 70 | 71 | 72-73 | 74 |
| .91 | 66 | 67-68 | 68-69 | 69-70 | 71 | 73 |
| .90 | 64-65 | 66 | 67 | 68 | 70 | 71-72 |
| .89 | 63 | 64-65 | 66 | 67 | 68-69 | 70 |
| .88 | 62 | 63 | 64-65 | 65-66 | 67 | 69 |
| .87 | 60-61 | 62 | 63 | 64 | 66 | 67-68 |
| .86 | 59 | 60-61 | 62 | 63 | 64-65 | 66 |
| .85 | 58 | 59 | 60-61 | 61-62 | 63 | 65 |
| .84 | 56-57 | 58 | 59 | 60 | 62 | 64 |
| .83 | 55 | 57 | 58 | 59 | 61 | 63 |
| .82 | 54 | 55-56 | 57 | 58 | 60 | 61-62 |
| .81 | 53 | 54 | 56 | 57 | 58-59 | 60 |
| .80 | 52 | 53 | 54-55 | 55-56 | 57 | 59 |
| .79 | 50-51 | 52 | 53 | 54 | 56 | 58 |
| .78 | 49 | 51 | 52 | 53 | 55 | 57 |
| .77 | 48 | 50 | 51 | 52 | 54 | 56 |
| .76 | 47 | 48-49 | 50 | 51 | 53 | 55 |
| .75 | 46 | 47 | 49 | 50 | 51-52 | 53-54 |
| 0 | 45 | 46 | 48 | 49 | 50 | 52 |
| NOTE: To obtain a given factor, the computed Quality Level shall equal or exceed the value in the table. |  |  |  |  |  |  |

Table 407-7

WEIGHT FACTORS

| Sieve Designation | Factor "f" |
| --- | --- |
| 3/4 inch | 4 |
| 1/2 inch | 4 |
| 3/8 inch | 4 |
| No. 4 | 4 |
| No. 8 | 4 |
| No. 16 | 5 |
| No. 30 | 5 |
| No. 50 | 5 |
| No. 100 | 5 |
| No. 200 | 20 |
| Asphalt % | 40 |

401-5.01  BASIS OF PAYMENT.  The accepted quantity will be paid for at the contract unit price for the pay item listed below, complete in place.

Anti-stripping additives will be paid on a contingent sum basis at a rate of $3.75 per 0.25 percent additive per ton of asphalt cement.

The work required for preparation of the existing surface prior to paving as described under Subsection 407-3.07, Preparation of Existing Surface, will be paid for under their respective items.

A change order/directive is not required for anti-stripping additive or asphalt price adjustment pay items.  The approved mix design will initiate Item 407(4), Anti-Stripping Additive at the prescribed rate and the Notice to Proceed shall constitute the notice required to initiate Item 407(5), Asphalt Price Adjustment.  (5/3/93)R169

The Asphalt Price Adjustment shall be the sum of the price adjustments for each lot and the fees accrued for subsequent Trial Job Mix Design evaluations as outlined in Subsection 407-2.01.  The price adjustment will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.  The price adjustment for each individual lot shall be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (tons in lot) x (PAB)

PAB = Price Adjustment Base = $56/TON

* Composite Pay Factor (CPF) or Density Pay Factor (DPF) whichever is lower value.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

407(1A)	Stone Mastic Asphalt Concrete	Ton

with Cellulose

407(1B)	Stone Mastic Asphalt Concrete	Ton

with Polyolefin

407(2)	AC-5 Asphalt Cement	Ton

407(3)	Anti-Stripping Additive	Contingent Sum

407(4)	Asphalt Price Adjustment	Contingent Sum

(5/12/93)R163

SECTION 506

TIMBER STRUCTURES

Special Provisions

506-1.01  DESCRIPTION.  Add the following:  This work shall also include furnishing and installing treated timber bollards as shown on the plans.

506-4.01  METHOD OF MEASUREMENT.  Add the following:  Treated timber bollards will be measured by the number of units installed and accepted.

506-5.01  BASIS OF PAYMENT.  Add the following:  Payment for Item 506(7) Treated Timber Bollards will be full compensation for furnishing all labor, equipment and materials required for installation as shown on the plans.  Excavation and grading necessary to complete the work will not be paid for separately, but will be subsidiary to the item.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

506(7)	Treated Timber Bollards	Each

(10/1/91)

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

606-3.07  CONNECTIONS TO EXISTING PIPES.  Add the following subsection:  When new pipes are to be attached to existing pipes, the existing pipe ends shall be rehabilitated as necessary to obtain a good fit between the pipe end and the end section.  The rehabilitation effort may include the following:

1.	Cleaning the existing pipe (removing debris, sediment, etc.).

2.	Excavating an area adequate to install the new pipe length and expose the pipe end.

3.	Cutting off a segment of the existing pipe.

4. 	Adding a segment of new pipe.

603-5.01 BASIS OF PAYMENT.  Add the following:   Work required to connect to existing pipe, including removal of the existing pipe, will not be paid for separately, but will be subsidiary to the Item 603(17-36), 36-inch Pipe.

Plugging of pipe ends designated on the plans will not be paid for separately, but will be subsidiary to the pipe item.

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01  DESCRIPTION.  Add the following:  This work shall also include removing and replacing curb inlet castings.

604-4.01  METHOD OF MEASUREMENT.  Add the following:  Item 604(19), Remove and Replace Curb Inlet Casting, will be measured for each location complete, and will include removing and disposing of the existing casting and providing and installing a new casting at the existing location.

604-5.01  BASIS OF PAYMENT.  Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

604(19)	Remove and Replace Curb	Each

Inlet Casting

SECTION 608

SIDEWALKS

Special Provisions

608-1.01  DESCRIPTION.  Add the following:  This work shall also consist of construction of asphalt median paving as shown on the plans.

608-2.01  MATERIALS.  Add the following:  AC-5 asphalt cement shall be used for the asphalt concrete pavement mix for asphalt medians, and shall conform to the requirements of Subsection 702-2.01, Asphalt Cements.  Aggregate shall meet the gradation requirements of Subsection 703-2.04, Aggregate for Plant Mix Asphalt Pavement, for Asphalt Concrete Type III.  In addition, the asphalt concrete shall conform to the following:

Marshall Stability, pounds, minimum	1200 lbs

Voids, Total Mix, percent	3-5 %

Compaction Blows per Side	50

608-3.03  ASPHALT MEDIANS.  Add the following subsection:  Asphalt medians shall be constructed in accordance with Subsection 608-3.02, Asphalt Sidewalks.

608-4.01  METHOD OF MEASUREMENT. Add the following:  Asphalt medians will be measured by the ton in accordance with Section 109, Measurement and Payment.  Asphalt cement will not be measured for payment.

Additional asphalt pavement used for matching existing surfaces such as paved parking lots behind a new sidewalk/pathway will be measured and paid under this Section.

608-5.01  BASIS OF PAYMENT.  Add the following:  Asphalt median paving will be paid by the ton under Item 608(6), Asphalt Medians.  Asphalt cement used in asphalt median paving will not be paid for directly but will be subsidiary to Item 608(6), Asphalt Medians.   Bed course materials, as detailed on the plans, will be furnished, placed and paid under their respective bid items.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

608(6)	Asphalt Medians	Ton

(9/1/89)R47

SECTION 627

WATER SYSTEM

Special Provisions

627-3.05.  Add the following:  It shall be the Contractor's responsibility to protect and maintain all valves and valves boxes in an operable condition during all phases of construction.

The Contractor shall schedule a field inspection with AWWU and the Engineer to witness and document the condition of the existing valve and valve box prior to adjustment.  The Contractor shall provide AWWU 48 hours advance written notice of the scheduled field inspection and provide the Engineer with a copy.

AWWU shall locate and inspect the existing valve and valve box to insure it is in working order.  Cleaning or repair to the valve or valve box prior to prior to adjustment will be accomplished by AWWU at no cost to the Contractor.

Failure of the Contractor to schedule and participate in the valve and valve box inspection shall result in the Contractor forfeiting all rights to claim that the valves were damaged prior to his beginning work.

If AWWU finds a valve or valve box damaged or otherwise rendered inoperable at any time after the inspection as described above, the Contractor shall repair the damage at his expense.

The Contractor shall schedule a final field review with AWWU and the Engineer upon completion of the valve box adjustment.

627-4.01  METHOD OF MEASUREMENT.  Add the following:

6.	Adjustment of Valve Box.  Measurement will be the number of valve boxes adjusted for final grade only.

Replace Section 630 with the following:

SECTION 630

GEOTEXTILE FOR EMBANKMENT

SEPARATION AND REINFORCEMENT

Standard Modifications

630-1.01  DESCRIPTION.  Prepare surfaces and furnish and place geotextile for embankment separation as shown on the plans.

630-2.01  MATERIALS.  Geotextiles and thread used for sewing shall conform to Subsection 729-2.01, Embankment Separation and Reinforcement.

630-3.01  CONSTRUCTION.

1.	Surface Preparation.  Prepare surface by removal of stumps, boulders and sharp objects.  Fill holes and large ruts with material shown on the plans or as approved.

2.	Geotextile Placement.  Unroll geotextile directly onto the prepared surface.  Stretch geotextile to remove any creases or wrinkles.  Exposure of geotextiles to the elements after removal of protective covering shall not exceed 5 days.  Lay geotextile parallel to the direction of the material spread.  When laid on horizontal curves, it shall be placed in segment lengths not exceeding those listed in Table 630-1, with butt ends cut to match and sewn or overlapped.  When laid on tangents, the geotextile shall be straightened and butt ends sewn or overlapped.

TABLE 630-1

GEOTEXTILE PLACEMENT ON CURVES

| Degree of Curve | Maximum Segment Length (feet) |
| --- | --- |
| 1 | 125 |
| 2 | 90 |
| 3 | 75 |
| 4 | 65 |
| 5 | 55 |
| 6 | 50 |

3.	Joining.  Join geotextile by sewing or overlapping.  Bonding or other attachment methods may be used, subject to approval.

a.	Sewn seams shall be of the Butterfly or J-seam type and develop a minimum of 85 percent of the specified geotextile grab strength.  Seams shall be sewn with a double-thread chain stitch (lock stitch).  Adjacent sections of geotextile shall be brought together and folded so that the stitching penetrates four layers of geotextile for the full seam length.  The stitching line shall be 1-½ inches (+¼ inch) from the folded edge of the seam and at least ½ inch from the free edge of the geotextile.  Illustrations showing correct stitch formation and seam configurations are provided in Figure 1.2 (page 21) of the FHWA publication, Geotextile Design & Construction Guidelines, FHWA-HI-90-001, October, 1989.

b.	Sections joined by overlapping shall be overlapped a minimum of three feet.

4.	Material Placing and Spreading.  During placing and spreading, a minimum depth of 1 foot of cover material shall be maintained at all times between the geotextile and the wheels or tracks of the construction equipment.

Spread the material in the direction of the geotextile overlap.  Maintain proper overlap and geotextile continuity.  If sewn or bonded seams are used, place the cover material and spread in only one direction for the entire length of the geotextile.  On weak subgrades, spread the cover material simultaneously with dumping to minimize the potential of a localized subgrade failure.

Construction equipment shall not make sudden stops, starts, or turns on the cover material.  Use a smooth drum roller to achieve the specified density.

5.	Geotextile Repair.  Overlay torn area with geotextile with a minimum three foot overlap around the edges of the torn area.  The patch shall remain in place when material is placed over the affected area.

630-4.01  METHOD OF MEASUREMENT.  Geotextile will be measured in final position by the square yard, determined by multiplying plan neat line width by the measured length parallel to installation centerline along the ground surface, for installations acceptably completed.  No allowance will be made for overlap, whether at joints or patches.

630-5.01  BASIS OF PAYMENT.  Payment will be made at the contract unit price per square yard.  This price will be full compensation for furnishing all materials, surface preparation, laying the geotextile, and for all labor, equipment, and incidentals necessary to complete this item.

Material used to fill ruts and holes will be paid for at the unit price for the class of material used.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

630(1)	Geotextile, Separation 	Square Yard

(7/2/93)M38

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  METHOD OF MEASUREMENT.  Delete item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)

SECTION 641

TEMPORARY EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  DESCRIPTION.  Delete the last sentence of the first paragraph.

Add the following: This work shall include preparation of a Temporary Erosion and Pollution Control Plan.  The Contractor shall conduct construction activities in accordance with the approved Temporary Erosion and Pollution Control Plan.

641-1.02  PRECONSTRUCTION CONFERENCE.  Delete this subsection in its entirety and substitute the following:

641-1.02  TEMPORARY EROSION AND POLLUTION CONTROL PLAN.  At the preconstruction conference, the Contractor shall submit for acceptance a Temporary Erosion and Pollution Control Plan consisting of the following:

1.	Methods for clearing and grubbing.

2.	Plan for installation of temporary erosion and sediment control measures, in accordance with the Department's Storm Water Manual, including, but not limited to the following activities:

a.	Excavation and embankment construction.

b.	Construction of temporary and permanent drainage features.

c.	Construction in and around waterbodies and wetlands.

d.	Haul roads and material sites.

3.	Disposal of waste material.

4.	Containment, cleanup, and disposal of such substances as well as the methods to be utilized for disposing of petroleum products or other hazardous substances generated by construction equipment or activities.  The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.

641-2.01 CONSTRUCTION REQUIREMENTS.  Add the following:  The Contractor shall be responsible for the containment, cleanup, and disposal of all construction-related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  DESCRIPTION.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix B.

642-3.01  CONSTRUCTION REQUIREMENTS.   Add the following:

12.	The Contractor's survey crews shall comply with approved traffic control plans.  Crews shall coordinate their activities with the project's  Worksite Traffic Supervisor.

642-4.01  METHOD OF MEASUREMENT.  Add the following:  Pay Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed by written order of the Engineer.

642-5.01  BASIS OF PAYMENT.  Add the following:  If additional work as stated above is performed by a two person survey party, hours paid for under Item 642(2) Three Person Survey Party will be 75 percent of the hours worked.  If additional work as stated above is performed by only one person, hours paid for under Item 642(2) Three Person Survey Party will be 32 percent of the hours worked.

(10/1/91)R60a

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  TRAFFIC CONTROL PLAN.  Add the following to the first paragraph:  A traffic control plan shall also indicate the method of safely routing pedestrian traffic through or around the construction zone.

Delete the second paragraph and substitute the following:  TCP's are required for each work site.  TCP's included in the plans are acceptable for use with the concurrence of the Engineer.  The Contractor may elect to modify them or design alternative TCP's.  All modified and/or alternative TCP's shall be submitted for approval of the Engineer.  The Contractor shall allow three weeks for review of any submitted TCP or one week for each subsequent correction.  Changes in the TCP resulting from unforeseen circumstances may be allowed during construction, provided a minimum of 48 hours are allowed for review, and the changes are approved by the Engineer.

Add the following to the third paragraph:  All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

Add the following to the fourth paragraph:  Plan sheets developed on AutoCad can be made available, upon request, for use in preparing TCP's.

643-1.03  WORKSITE TRAFFIC SUPERVISOR.  Delete the second sentence of the first paragraph and substitute the following:  The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Lines Specialist by the International Municipal Signal Association (IMSA).

3.	Be currently certified as a Worksite Traffic Technician by ATSSA.

If the individual is certified under Items 2 or 3 above, the Contractor shall submit documentation that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work.  The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system.  Having persons that actually perform the labor under one's control would satisfy this requirement.

643-1.04 CONSTRUCTION PHASING PLAN.  Revise the first sentence to read as follows:  A Construction Phasing Plan shall be submitted at least five working days prior to the preconstruction conference for approval by the Engineer and shall consist of the following:  (5/7/91)S57

643-2.01  MATERIALS.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8-feet.

Delete numbered paragraph 8. in its entirety and substitute the following:

8.	Work Zone Pavement Markings.  Work zone pavement markings shall be either paint conforming to Subsection 708-2.03 with glass beads conforming to Subsection 712-2.08, preformed marking tape (removable or non-removable) conforming to Subsection 712-2.14, or temporary raised pavement markers conforming to Subsection 712-2.15 or 712-2.16, as appropriate.  The markings shall be applied in accordance with Section 670, Traffic Markings, and the manufacturer's recommendations.

Add the following:

12.	Portable Changeable Message Boards.  Portable changeable message boards shall be truck or trailer mounted with a self-contained power supply and shall have the following features:

a.	Message sign panel size of 5'-8" by 7'-5", minimum, with a capacity for a three line message.

b.	Eight character (minimum) display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least 7 feet above the pavement to the bottom of the message sign panel.

k.	The capacity to operate with a battery pack for 2 hours under full load.

643-3.02  ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  Add the following to the first paragraph:  The maximum spacing between channelizing devices in a taper should be approximately equal in feet to the speed limit.

Delete the second paragraph.

Add the following after the last paragraph:  The intersection at Dowling Road and Old Seward Highway shall not remain in an unpaved condition for longer than 72 hours.

643-3.03  PUBLIC NOTICE.  Add the following to the first paragraph:

Alaska Visitor's Association

Anchorage Chamber of Commerce

Add the following:

Newspaper Advertisements.  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  The advertisements shall be published in the Anchorage Daily News.

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, the date and time of the next scheduled open house meeting and provide the Contractor's name and a "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order is not required for newspaper advertisements, the Notice to Proceed shall constitute the notice required to initiate newspaper advertisements.  (12/8/92)R167

Open House Meetings.  The following Contractor personnel shall attend monthly open house meetings at the Engineer's office:

1.	Superintendent

2.	Worksite Traffic Supervisor

The meetings shall be on the first Wednesday of each month from 4:00 PM to 8:00 PM.  The Contractor's personnel shall be prepared to respond to questions during the open house and be able to commit the Contractor to courses of action when needed to resolve problems.

Weekly Notices.  Write and submit weekly public information notices that identify road closures, restrictions to traffic, and detours.  Areas of potential traffic delay shall be emphasized and alternate routes noted.  Telephone numbers for further information and the date and time of the next scheduled open house meeting shall be provided.  The notices shall be approved by the Engineer.  The notices shall be hand carried or faxed to the list of local news broadcasting media, emergency services and public service organizations provided by the Department.  Notices shall be submitted at the following times:

1.	One week prior to the beginning of construction,

2.	Wednesday of each week during construction, and

3.	prior to any major change or disruption to traffic or local access.

Provide daily updates of the weekly notices to those news broadcasting media which provide non-paid public service road reports or "eye in the sky" road reporting.

643-3.04  TRAFFIC CONTROL DEVICES.  Under Item 1., Embankments, change the reference from "Annual Average Daily Traffic (AADT)" to read "Average Daily Traffic (ADT)".

Delete the first paragraph under Item 1. Embankments, and substitute the following:  For roadways with a current Average Daily Traffic (ADT) greater than 4000 a portable concrete barrier shall be installed when either an excavation or a fill area with a slope steeper than 3:1 will exist within a specified distance from the edge of traveled way for more than 12 consecutive hours.  The specified distance shall be 16 feet for excavation areas and 28 feet for fill areas.  The portable concrete barrier shall have a minimum clearance of two feet from the work area or hinge point to provide for deflection if struck.

Add the following to Item 1., Embankments:  Barrier reflectors shall be mounted on the face of barrier adjacent to traffic on 50-foot centers and shall be a minimum height of 18 inches above the surface of the roadway.

Delete numbered paragraph 4., Work Zone Pavement Markings in its entirety.

Under Item 5., Flagging, add the following after the first sentence of the first paragraph:  Each flagger shall be illuminated from the front to a level of light intensity not less than one foot candle during hours of darkness.

Under Item 5., Flagging, delete the sixth paragraph and substitute the following:  No signalized intersection shall be flagged without prior written approval of the Engineer.  When a signalized intersection is flagged the traffic signal shall either be turned off and covered or be placed in the All-Red Flash mode.  Changing traffic signal modes, turning off or turning on traffic signals, shall be coordinated with and approved in writing by the agency responsible for signal maintenance and operation, and by the Engineer.

Flaggers shall wear reflective clothing with markings on arms, legs and head.  Flaggers directing traffic through intersections shall wear orange gloves and orange helmets.

643-3.05  AUTHORITY OF THE ENGINEER.  Add the following:  The Contractor will be assessed a charge of $50 per hour for each hour after the specified time allowed that any work remains uncompleted.  This amount of these deductions is to cover estimated expenses incurred by the Department as a result of the Contractor's failure to complete the work within the time specified.  (6/11/93)R174

643-3.06  TRAFFIC PRICE ADJUSTMENT.  Add the following:  A change order is not required for traffic price adjustment, the Notice to Proceed shall constitute the notice required to initiate traffic price adjustment.  (12/8/92)R168

643-3.07  MAINTENANCE OF TRAFFIC DURING SUSPENSION OF WORK.  Delete the first sentence and substitute the following:  The Contractor shall schedule a preliminary meeting with the Engineer and Maintenance and Operations to take place approximately one month prior to seasonal suspension of work, or no later than September 1.  This meeting shall be to outline the work the Contractor expects to complete before shutdown and the anticipated condition of the roadway.  A winter shutdown traffic control plan shall be submitted to the Engineer at this preliminary meeting.

643-3.08  CONSTRUCTION SEQUENCING.  Delete this subsection in its entirety and substitute the following: Throughout the duration of the project, the existing roadway configuration or the roadway configuration shown on the construction sequencing plans shall be maintained except for allowable restrictions to traffic described below.  A restriction to traffic shall be considered any condition of the roadway surface or any work operation or traffic control setup that reduces the number of lanes, stops traffic, or causes the 85th percentile speed to fall more than 10 mph below the posted speed limit.  An approved Traffic Control Plan is required before any restriction to traffic is implemented.

Certain restrictions to traffic will be allowed during construction of the project.  An approved TCP will be required prior to implementation of any allowed restriction.  Unless otherwise stated, two-way two-lane traffic shall be maintained at all times.  Restrictions to traffic that will be allowed are as follows:

1.	At the Dowling Road and Old Seward Highway Intersection:  Allowable restrictions to traffic are shown in Tables 1 and 2.  The intersection may be closed three times to perform the following work tasks:

a.	one closure shall be for cold-planing only

b.	one closure shall be for paving and hot applied striping only.

c.	one closure shall be for the digout and pipe extension.

2.	At the Dimond Boulevard and Old Seward Highway Intersection:  Allowable restrictions to traffic are shown in Tables 3 and 4.  In addition, no restrictions to traffic will be allowed during all holidays listed in Subsection 101-1.27, Holidays, with the exception of Item 12., Every Sunday.  If a holiday falls on a Friday, then that weekend shall be considered to begin Thursday at 10:00 P.M.  If a holiday falls on a Monday, then that weekend shall be considered to end Tuesday at 6:00 A.M.  Weekends shall be considered to begin at Friday, 10:00 P.M. and end at 6:00 A.M. Monday.

The intersection may be closed two times to perform the following work tasks:

a.	one closure shall be for cold-planing only

b.	one closure shall be for paving and hot applied striping only.

3.	At the O'Malley Road and Old Seward Highway Intersection:  Allowable restrictions to traffic are shown in Tables 5 and 6.  The intersection may be closed two times to perform the following work tasks:

a.	one closure shall be for cold-planing only

b.	one closure shall be for paving and hot applied striping only.

4.	All road and lane closures necessary to perform intersection work shall be limited to the work at one intersection at a time.  Road and lane closures will not be performed at two intersections simultaneously.

TABLE 1

DOWLING ROAD AT OLD SEWARD HIGHWAY

| HOUR | MON | TUE | WED | THU | FRI | SAT | SUN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 12:00 AM | F | XXXX | XXXX | XXXX | XXXX |  |  |
| 1:00 AM | F | XXXX | XXXX | XXXX | XXXX |  |  |
| 2:00 AM | F | XXXX | XXXX | XXXX | XXXX |  |  |
| 3:00 AM | F | XXXX | XXXX | XXXX | XXXX |  |  |
| 4:00 AM | F | XXXX | XXXX | XXXX | XXXX |  |  |
| 5:00 AM | F | XXXX | XXXX | XXXX | XXXX |  |  |
| 6:00 AM |  |  |  |  |  | F | F |
| 7:00 AM |  |  |  |  |  | F | F |
| 8:00 AM |  |  |  |  |  | F | F |
| 9:00 AM |  |  |  |  |  | F | F |
| 10:00 AM |  |  |  |  |  | F | F |
| 11:00 AM |  |  |  |  |  | F | F |
| 12:00 PM |  |  |  |  |  | F | F |
| 1:00 PM |  |  |  |  |  | F | F |
| 2:00 PM |  |  |  |  |  | F | F |
| 3:00 PM |  |  |  |  |  | F | F |
| 4:00 PM |  |  |  |  |  | F | F |
| 5:00 PM |  |  |  |  |  | F | F |
| 6:00 PM |  |  |  |  |  | F | F |
| 7:00 PM |  |  |  |  |  | F | F |
| 8:00 PM |  |  |  |  |  | F | F |
| 9:00 PM |  |  |  |  |  | F | F |
| 10:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | F |
| 11:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | F |

CODE: (blank)=	No Restrictions to Traffic Allowed

XXXX =	Complete Road Closure permitted 3 nights as specified, or Flagging One-Way Traffic permitted

F =	Flagging One-Way Traffic permitted

TABLE 2

OLD SEWARD HIGHWAY AT DOWLING ROAD

| HOUR | MON | TUE | WED | THU | FRI | SAT | SUN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 12:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 1:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 2:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 3:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 4:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 5:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 6:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 7:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 8:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 9:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 10:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 11:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 12:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 1:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 2:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 3:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 4:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 5:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 6:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 7:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 8:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 9:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 10:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 2,1 |
| 11:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 2,1 |

CODE:	(blank)=	No Restrictions to Traffic

XXXX =	Complete Road Closure permitted 2 nights as specified, or 2,1 lane reductions permitted

2,1 =	Two through lanes reduced to One Through Lane

TABLE 3

DIMOND BOULEVARD AT OLD SEWARD HIGHWAY

| HOUR | MON | TUE | WED | THU | FRI | SAT | SUN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 12:00 AM | 3,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 1:00 AM | 3,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 2:00 AM | 3,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 3:00 AM | 3,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 4:00 AM | 3,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 5:00 AM | 3,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 6:00 AM |  |  |  |  |  | 3,2 | 3,2 |
| 7:00 AM |  |  |  |  |  | 3,2 | 3,2 |
| 8:00 AM |  |  |  |  |  | 3,2 | 3,2 |
| 9:00 AM |  |  |  |  |  | 3,2 | 3,2 |
| 10:00 AM |  |  |  |  |  | 3,2 | 3,2 |
| 11:00 AM |  |  |  |  |  | 3,2 | 3,2 |
| 12:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 1:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 2:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 3:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 4:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 5:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 6:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 7:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 8:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 9:00 PM |  |  |  |  |  | 3,2 | 3,2 |
| 10:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 3,1 |
| 11:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 3,1 |

CODE:	(blank)=	No Restrictions to Traffic

XXXX =	Complete Road Closure permitted 1 night as specified, or 3,2; 3,1 lane reductions permitted 3,2 = 3 through lanes reduced to 2 through lanes

3,1 =	3 through lanes reduced to 1 through lane

TABLE 4

OLD SEWARD HIGHWAY AT DIMOND BOULEVARD

| HOUR | MON | TUE | WED | THU | FRI | SAT | SUN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 12:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 1:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 2:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 3:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 4:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 5:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 6:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 7:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 8:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 9:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 10:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 11:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 12:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 1:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 2:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 3:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 4:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 5:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 6:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 7:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 8:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 9:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 10:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 2,1 |
| 11:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 2,1 |

CODE:  	 (blank)=	No Restrictions to Traffic

XXXX =	Complete Road Closure permitted 1 night as specified, or 2,1 lane reductions permitted

2,1 =	2 through lanes reduced to 1 Through Lane

TABLE 5

O'MALLEY ROAD AT OLD SEWARD HIGHWAY

| HOUR | MON | TUE | WED | THU | FRI | SAT | SUN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 12:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 1:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 2:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 3:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 4:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 5:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 6:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 7:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 8:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 9:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 10:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 11:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 12:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 1:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 2:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 3:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 4:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 5:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 6:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 7:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 8:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 9:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 10:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 2,1 |
| 11:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 2,1 |

CODE:  	 (blank)=	No Restrictions to Traffic

XXXX =	Complete Road Closure permitted 1 night as specified, or 3,2; 3,1 lane reductions permitted

2,1 =	Two through lanes reduced to one through lane

TABLE 6

OLD SEWARD HIGHWAY AT O'MALLEY ROAD

| HOUR | MON | TUE | WED | THU | FRI | SAT | SUN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 12:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 1:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 2:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 3:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 4:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 5:00 AM | 2,1 | XXXX | XXXX | XXXX | XXXX |  |  |
| 6:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 7:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 8:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 9:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 10:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 11:00 AM |  |  |  |  |  | 2,1 | 2,1 |
| 12:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 1:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 2:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 3:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 4:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 5:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 6:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 7:00 PM |  |  |  |  |  | 2,1 | 2,1 |
| 8:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 9:00 PM | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 | 2,1 |
| 10:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 2,1 |
| 11:00 PM | XXXX | XXXX | XXXX | XXXX |  |  | 2,1 |

CODE:  	 (blank)=	No Restrictions to Traffic

XXXX =	Complete Road Closure permitted 1 night, or 2,1 lane reductions permitted

2,1 =	Two through lanes reduced to one through lane

643-3.09  TEMPORARY PAVEMENT MARKINGS.  Add the following subsection:  Permanent or Temporary Pavement Markings in accordance with this subsection, approved traffic control plans, and Parts III and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved roadways and detours, interim paving lifts, cold-planed surfaces, and roadways with seal coats and surface treatments are opened to traffic for longer than one continuous work shift.  This work may include restriping of the existing roadway prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with subsection 670-3.04, Paint Removal.  Construction shall be staged so that no traffic is routed over conflicting markings.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan, or as directed by the Engineer.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required.  There will be no compensation to upgrade Temporary Pavement Markings for short term operations to those required for long term operations.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Temporary Pavement Markings on the final pavement surface.  They shall be completely removed and disposed of in conjunction with the placement of the final markings.  The complete removal shall include any residual adhesive that might misguide motorists.  Final pavement markings on finished pavement surfaces and long term pavement markings on other asphalt surfaces shall be in place before work is suspended for the winter.

Temporary Pavement Markings may not be required for construction activities that will be completed within one continuous work shift if the roadway is adequately delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.  The Engineer shall determine the need for the Temporary Pavement Markings for these conditions.

1.	Long Term Operations.  Temporary Pavement Markings which will be in place for more than 2 weeks shall consist of full markings as if a permanent condition exists.

2.	Short Term Operations.  Temporary Pavement Markings which will be in place for less than 2 weeks shall be in accordance with Parts III and VI of the Alaska Traffic Manual with the following exceptions:

a.  Passing Zones.  Broken line pavement markings shall conform to Tables 643-1 or 643-2.  This  applies to both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

TABLE 643-1*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 4 feet | 2 feet | 36 feet | 18 feet |
| Temporary Raised Pavement Markings | 3 units 3 feet on center | 2 units 2 feet on center | 34 feet | 18 feet |

TABLE 643-2*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 2 feet | 1 foot | 38 feet | 19 feet |
| Temporary Raised Pavement Markings | 1 unit 40 feet on center | 1 unit 20 feet on center | ____ | ____ |

* No passing markings and signing required per 643-3.09.2.b.

** Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

b.  No Passing Zones.  No passing zones, as detailed in Section 3B-3 to 3B-5 of the Alaska Traffic Manual, shall be identified as follows:

Sections of asphalt concrete pavement roadways with an ADT of 2000 vehicles per day or greater, shall have broken centerline markings conforming to Table 643-1, and no-passing markings consisting of a continuous 4-inch strip of removable preformed marking tape or temporary raised pavement markers placed on 5-foot centers in the no passing direction.  If a no passing condition exists for both directions of traffic, both directions shall be marked with the two 4-inch stripes of removable preformed marking tape separated by approximately 3 inches, or two temporary raised pavement markers placed approximately 3 inches apart on 5 foot centers and the broken centerline markings are not required.

Sections of asphalt concrete pavement roadways with an Average Daily Traffic (ADT) of less than 2000 vehicles per day, and seal coat and surface treatment pavements shall be marked with temporary pavement markings conforming to Table 643-2 and shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs.  The signs shall be supplemented with two 18-inch by 18-inch, minimum size, fluorescent red-orange flags mounted above the signs.  The signs shall be mounted so that the bottom of the sign is at least 5 feet above the adjacent roadway.

c.  Other Markings.  It will not be necessary to install arrows, legend, stop lines, crosswalks, or right edge line markings.  Railroad crossing markings are required for areas that have sight restrictions or high accident experience.  Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps.  All other types of markings are required.  These include channelizing lines and gore area outlines.

d.  Short Term Markings on Seal Coats and Surface Treatments.  Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for short-term markings on seal coat and surface treatment pavements.  The markers shall be installed prior to the application of the asphalt surface material and cover coat.

On multicourse surface treatments the temporary raised pavement markers shall be installed following the full width application of the first layer of cover coat.  The markers shall be installed on each day's completed surface before the pilot car operations are removed and unescorted traffic is allowed on the surface treatment in accordance with Table 643-2.

If the temporary raised pavement markers cannot be adequately secured to the first course of the cover coat material with the marker's flexible bituminous adhesive, the Contractor shall secure them to the surface with two nails and washers, of the appropriate length and area, so the nails do not pull through the foot of the marker.

After application of the asphalt and cover coat material, the vinyl protective cover shall be removed to expose the retroreflective surfaces of the marker.  Temporary markers shall be installed so that the foot of the marker unit is facing the direction of the approaching distributor.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days.  Final pavement markings shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline seal coat or surface treatment.  Seal coat and surface treatment pavements are exempt from the two week requirement stated in short-term operations.

(2/21/92)TPM

643-4.01  METHOD OF MEASUREMENT.  Add the following to item 1.:  Newspaper advertisements will not be included in measurement for Traffic Maintenance.

Delete the second sentence of the first paragraph under Item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted, maintained and removed during the life of this contract.  Permanent Construction Signing will not be measured for payment, but will include all permanent construction signs, as detailed on the plans, that are installed, accepted, maintained, and removed during the life of this contract.

Delete numbered paragraph 4. in its entirety and substitute the following:

4.	Portable concrete barrier will be measured by the linear foot of barrier placed to protect or channelize traffic as called for on the approved TCPs and as shown on the plans.  Measurement for placement of portable concrete barriers will be made for the initial placement and subsequent relocation when barrier is required to be moved more than 10 feet in any direction.

Delete numbered paragraph 6 in its entirety and substitute the following:

6.	Temporary Pavement Markings will be measured by the single stripe station.  A single stripe is a marking or a temporary raised pavement marker four inches in width.  Wider striping will be measured as multiples of four inches.  Centerline gaps will not be deducted from measurements.  Installation of any word and symbol markings as well as the removal of the Temporary Pavement Markings will not be measured separately but will be subsidiary to this item.  The No-Passing Zone signing, as described in Subsection 643-3.09, 2., b., will not be measured separately but will be subsidiary to this item.

Delete paragraph 7., Seasonal Pavement Markings in its entirety.

(5/7/91)

Add the following:  Providing a "hot-line road report" telephone with pre-recorded message, attendance of open house meetings and providing weekly notices with daily updates will not be measured for payment but will be subsidiary to Item 643(1), Traffic Maintenance.

Pay Item 643(25), Portable Changeable Message Board will be measured by the calendar day for each sign used as approved by the Engineer.

Newspaper advertisements will not be measured for payment.

Standard Modifications

643-5.01 BASIS OF PAYMENT.  Change the pay unit for item 643(3), Permanent Construction Signing, from "Calendar Day" to "Lump Sum."  (5/7/91)

Special Provisions

643-5.01  BASIS OF PAYMENT.  In the second paragraph, delete Item 1., Seasonal Pavement Markings .

In the fourth paragraph, delete Pay Item No 643(14), Seasonal Pavement Markings.

(5/7/91)

Change the pay unit for item 643(11), Portable Concrete Barrier from "Each" to "Linear Foot".

Add the following:  Barrier reflectors will not be paid for directly, but will be subsidiary to Pay Item 643(11), Portable Concrete Barrier.

Payment for Pay Item 643(25), Portable Changeable Message Board will be full compensation for all labor, equipment, and materials to mobilize, move, maintain, program, and operate a portable message board on the project.

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent.  Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

The Contractor shall pay the Municipality of Anchorage for signal timing work during the construction.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

643(25)	Portable Changeable Message	Calendar Day

Board

643(29)	Newspaper Advertisements	Contingent Sum

SECTION 644

SERVICES TO BE FURNISHED

BY THE CONTRACTOR

Special Provisions

644-2.01  FIELD OFFICE.  Delete this subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work through 30 days after issuance of the project completion.  The following office requirements shall be met:

1.	A minimum of 1000 square feet of floor area.  The office area shall be divided so that it contains an office room separated by a closable door.  The office room shall have a minimum of 150 square feet of floor space.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 cycle power.

4.	A minimum of 100 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 12 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities provided.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within one mile of the project.

10.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-2.05  CONDUIT.  Add the following:  Trenching to install conduits across roadways with an existing paved surface will be allowed.

660-2.08  CONDUCTORS.  Delete the second paragraph under item 2., Power Conductors and Cables, and add the following:  Conductor insulation in cables consisting of three #8 AWG sized conductors shall be colored black, white, and red.  Conductor insulation in cables consisting of conductors larger than #8 AWG shall either be colored black, white, and red, or be black with printed numbers identifying each conductor per Insulated Cable Engineers Association (ICEA), method 4.

Standard Modifications

660-2.09(A)  WIRING.  In the seventh paragraph,  insert "and feeder" between "signal" and "conductors".

(5/7/91)

Special Provisions

660-2.10  BONDING AND GROUNDING.  Add the following after the first paragraph:  The Contractor shall install a bare, number 8 AWG, solid copper conductor in all conduits as the grounding conductor.  The grounding conductors shall be attached to the conduits using insulated throat grounding bushings, leaving one foot of slack between each grounding bushing.

All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed.  Grounding bushings shall be the threaded type.

Delete the fifth paragraph on page 441 and substitute the following:  Where conduit is installed as a spare or for future use, the aforementioned copper grounding conductor may be omitted.

Standard Modifications

660-4.01  INSTALLATION DETAILS.  In numbered paragraphs 7 and 9, under "Loops", change "660-2.08" to read "660-2.09(A), Wiring".  (5/7/91)

Special Provisions

660-6.09  METHOD OF MEASUREMENT.  Add the following subsection:  Item 660(14), Traffic Detection Loops will be measured for each unit completed and accepted in final position.

Item 660(26A) and 660(26B) will be measured by each unit and will include removing the existing junction box and installing a new junction box of the type specified at the same location.

660-7.01  BASIS OF PAYMENT.  In the first paragraph, modify line eleven to read:  "...involved in furnishing and installing, modifying, maintaining and...".

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

660(14)	Traffic Detection Loops	Each

660(26A)	Remove and Replace Junction	Each

Box, Type 1A

660(26B)	Remove and Replace Junction	Each

Box, Type 2

SECTION 670

TRAFFIC MARKINGS

Standard Modifications

670-3.01  CONSTRUCTION REQUIREMENTS.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)

SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.03  EMULSIFIED ASPHALTS.  Delete the first and second sentences and substitute the following:  The STE-1 cationic emulsified asphalt shall comply with the requirements listed below when tested in accordance with ASTM D 244:

TESTS ON EMULSION

Viscosity, Saybolt Furol at 25o C	30 max.

Storage Stability, 1 day, %	1 max.

Demulsibility, 35 ml, 0.8% Sodium dioctyl

sulfosuccinate solution, %	25 min.

Sieve Test, % retained	0.10 max.

Particle Charge	Positive *

Distillation Oil by Volume of Emulsion, %	5 max.

Distillation Residual by Weight of Emulsion, %	45 min.

*	If particle charge test is inconclusive, materials having a maximum pH value of 6.7 will be acceptable.

TESTS ON RESIDUE

Penetration, 25o C, tenths of a mm	100 min./200 max.

Ductility, 25o C, 5 cm/min., cm	40 min.

Solubility in Trichloroethylene, %	97.5 min.

702-2.04  STORAGE AND APPLICATION TEMPERATURES.  Add the following to Table 702-1:

| Type & Grade of Material | Spray (oF) | Mix (oF) | Storage (oF) |
| --- | --- | --- | --- |
| STE-1 | 70-140 | 70-150 | 50-125 |

Standard Modifications

702-2.04  STORAGE AND APPLICATION TEMPERATURES.  In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max".  (5/12/89)M23

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  FINE AGGREGATE FOR CONCRETE.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

703-2.02  COARSE AGGREGATE FOR CONCRETE.  In the first sentence, insert ", class B," after "AASHTO M 80".  (5/12/89)

703-2.03  AGGREGATE FOR BASE.  Add the following to the list under the first paragraph:

Plastic Index      AASHTO T 90      6 max.

Special Provisions

703-2.03  AGGREGATE FOR BASE.  Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing by Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 1 inch | 100 |
| 3/4 inch | 70-100 |
| 3/8 inch | 50-79 |
| No. 4 | 35-58 |
| No. 8 | 20-47 |
| No. 30 | 10-26 |
| No. 50 | 6-19 |
| No. 200 | 0-6 |

Standard Modifications

703-2.04  AGGREGATE FOR PLANT MIX ASPHALT PAVEMENT.  Replace this subsection with the following:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  All material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

Percent of Wear	AASHTO T 96	45 max.

Degradation Value	ATM T-13	30 min.

Percent Sodium Sulfate loss	AASHTO T 104	9 max. (5 cycles)

Percent Fracture	ATM T-4	80 min. single face

Thin-Elongated Pieces	ATM T-9	8 % max.

Fine Aggregate.  Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Test.

Blended Aggregate.  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  The fraction actually retained between any two consecutive sieves larger than the No. 100 shall be not less than 2 percent of the total.  Aggregate gradations shall be determined by ATM T-7.  The size of extracted samples for gradation shall be in corformance with AASHTO T 164.

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| Sieve Designation | Gradation Designation for Type III |
| --- | --- |
| 1 inch | - |
| 3/4 inch | - |
| 1/2 inch | 100 |
| 3/8 inch | 75-90 |
| No. 4 | 50-78 |
| No. 8 | 32-60 |
| No. 16 | 20-45 |
| No. 30 | 12-34 |
| No. 50 | 8-24 |
| No. 100 | 4-15 |
| No. 200 | 3-8 |

(7/16/93)M62

703-2.07  SELECTED MATERIAL.  Add the following to Item 1., Selected Material Type A:  It shall have 30 to 55 percent maximum by weight of particles passing the No 4 sieve.

703-2.12  AGGREGATE FOR STONE MASTIC ASPHALT PAVEMENT.  Add the following subsection:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  All material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

Percent of Wear			AASHTO T-96	30 max.

Degradation Value			ATM T-13	30 min.

Percent Sodium Sulfate loss	AASHTO T-104	9 max.

Percent Fracture			ATM T-4

single face	90 min.

double face	75 min.

Flat and Elongated Particles	ATM T-19

3 to 1	40% max.

5 to 1	10% max.

Absorption				AASHTO T-85	2% max.

Coarse/fine durability index	AASHTO T-210	40 min.

Fine Aggregate:  Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M-29, shall consist of 100 percent crushed aggregate and shall be nonplastic (AASHTO T-90).

Mineral Filler:  Mineral filler shall conform to the requirements of AASHTO M-17.  The mineral filler shall be free organic impurities and have a plastic index not greater than 4.  The mineral filler shall be sufficiently dry to flow freely and free from agglomerations.  The mineral filler shall not have less than 40 percent by weight smaller in size than 0.002 mm.

Blended Aggregate:  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-8.  Aggregate gradations shall be determined by ATM T-7, except when the sample is obtained by extraction.

TABLE 703-8

STONE MASTIC ASPHALT CONCRETE AGGREGATE

Percent Passing by Weight

| Sieve Designation | Requirement |
| --- | --- |
| 3/4 inch | 100 |
| 1/2 inch | 82-88 |
| 3/8 inch | 60-70 |
| No. 4 | 25-29 |
| No. 8 | 18-24 |
| No. 16 | 15-20 |
| No. 30 | 12-18 |
| No. 50 | 11-15 |
| No. 100 | 10-14 |
| No. 200 | 9.0-12.0 |

(10/22/92)R164

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.14  PREFORMED PAVEMENT MARKINGS.  Add the following to paragraph A., under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe areas, the tape length shall, where possible, be a minimum of 100 feet.

712-2.15  TEMPORARY RAISED PAVEMENT MARKERS.  Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they supplement, substitute, or serve as a positioning guide.

(5/7/91)

712-2.16  TEMPORARY RAISED PAVEMENT MARKERS FOR SHORT-TERM OPERATIONS, SEAL COATS, AND SURFACE TREATMENTS.  Add the following subsection:  The marker shall consist of an L-shaped polyurethane body with retroreflective tape on the top vertical section and with a self-adhesive base.  Both faces of the yellow marker and one face of the white marker shall be reflectorized.  The marker body shall be made from 0.060 inch minimum thick polyurethane; the vertical leg shall be approximately 2 inches high by 4 inches wide and the base approximately 1-1/8 inches wide.  The polyurethane body shall conform to Table 712-1.

The adhesive shall be factory-applied to the marker base, and made of a pressure-sensitive material, a minimum 1/8 inch thick and 3/4 inch wide, with release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raised pavement markers, the markers shall come with a protective cover made of clear flexible polyvinyl chloride.

The reflective tape shall be metalized polycarbonate microprism retroreflective material with acrylic backing or equal, a minimum 0.25 inch wide by 4 inches long, and provide the minimum optical performance shown in Table 712-2, for an observation angle of 0.2 degrees.

TABLE 712-1

| PROPERTY | RESULT | ASTM TEST METHOD |
| --- | --- | --- |
| Specific Gravity (minimum) | 1.19 | D 792 |
| Hardness | 80A | D 2240 |
| Tensile Strength (min, psi) | 4600 | D 412 |
| Ultimate Elongation (minimum, percent) | 330 | D 412 |
| Modulus at 300 percent (minimum, psi) | 1000 | D 412 |
| Stiffness @-20 degrees F (min, psi) @+72 degrees F (min, psi) | 1700 900 | D 1053 D 1053 |
| Compression Set 22 hrs at 70 degrees C (maximum, percent) | 65 | D 395 |
| Taber Abrasion CS17 wheel wt loss (mg/1000 cycles) | 3 | --- |

TABLE 712-2

| HORIZONTAL ENTRANCE ANGLE | SPECIFIC INTENSITY * White Yellow |  |
| --- | --- | --- |
| 0 degrees | 3.5 | 3.0 |
| 30 degrees | 2.7 | 1.7 |

* Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident light.

(5/7/91)

SECTION 729

GEOTEXTILES

Special Provisions

729-2.01  EMBANKMENT SEPARATION.  Delete this subsection in its entirety and substitute the following:  Geotextile materials for embankment separation shall meet the requirements of AASHTO M 288 for Separation (medium survivability), except that the minimum permeability of the fabric shall be 0.005 cm/sec.  (5/17/93)R97

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04  SIGN POSTS.  Under item 1., Metal Pipe Posts, add the following to paragraph a.:  Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Standard Modifications

730-2.04  SIGN POSTS.  Under Item 2., a., replace the second sentence with the following:  Sheets for post fabrication shall be zinc coated in accordance with ASTM A 525, coating designation G 90.

(7/2/93)M57

APPENDIX A

PERMITS

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS