SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Computations

b.	Cross Sections

c.	Contract Documents for Project No. I-R-OA3-3(4)/59020, Sterling Highway, MP 82-94, Ph. I

D.	Storm Water Manual

Copies of the above documents may be obtained from Ridgeway's Reprographics, 6000 Arctic Boulevard, Anchorage, Alaska  99518, (907) 561-1555 at the Contractor's cost.

2.	The following are available upon request:

1.	Geotechnical Report entitled "Sterling Highway, MP 79-82, Project #IM-OA3-3(7)/59195, Central Region, May, 1992"

2.	Letter from Hart Crowser dated May 29, 1990, presenting the results of field investigations and laboratory analyses at the Naptowne Trading Post

3.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 266-1531.

4.	An Environmental Assessment and Reevaluation addressing concerns and environmental commitments has been approved and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 266-1737.

PART 4

STANDARD MODIFICATIONS AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  Holidays.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's Birthday - Third Monday in January.

3.	President's Day - Third Monday in February.

(5/7/91)

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph.  (5/12/89)

102-1.06 Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

(5/7/91)

102-1.07   Non-Responsive Proposals.  Delete item 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06.  (5/7/91)

Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)

102-1.12   Addenda   Requirements.  In the second

sentence, add "or telefacsimile" immediately following

the word "telegram".  (5/12/89)

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  Consideration of Proposals.  Add the

following:  The apparent low bidder shall, within 5 working days following the bid opening, submit either a list of all firms with which the prime contractor intends to execute subcontracts for the performance of the contract or a statement that the bidder intends to perform the work without subcontractors.  The list shall include the following information for each proposed subcontractor:

1.	name,

2.	business address,

3.	Alaska business license number,

4.	Contractor's registration number,

5.	the work to be performed, and

6.	the approximate dollar amount of the work to be performed.

If the apparent low bidder fails to submit either a list of subcontractors or a statement that the bidder intends to perform the work without subcontractors, the apparent low bidder will be found not to be a responsible bidder and may be required to forfeit the bid security.  The Department will then consider the next lowest bidder for the award of the contract.

If the apparent low bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess  of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or,

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or,

9.	is determined by the Contracting Officer not to be responsible.

(12/26/90)

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  Changes.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)

Special Provisions

104-1.02  Changes.  Delete the first three paragraphs and substitute the following:  The Engineer reserves the right to make, in writing, at any time during the work, such changes in quantities and such alterations in the work as are necessary to satisfactorily complete the project.  Such changes in quantities and alterations shall not invalidate the contract nor release the surety, and the Contractor agrees to perform the work as altered.

If the alterations or changes in quantities significantly change the character of the work under the contract, whether or not changed by any such different quantities or alterations, an adjustment, excluding loss of anticipated profits, will be made to the contract.  The basis for the adjustment shall be agreed upon prior to the performance of the work.  If a basis cannot be agreed upon, then an adjustment will be made either for or against the Contractor in such amount as the Engineer may determine to be fair and equitable.

If the alterations or changes in quantities do not significantly change the character of the work to be performed under the contract, the altered work will be paid for as provided elsewhere in the contract.

The term "significant change" shall be construed to apply only to the following circumstances:

1.	When the character of the work as altered differs materially in kind or nature from that involved or included in the original proposed construction, or

2.	When a major item of work, as defined elsewhere in the contract, is increased in excess of 125 percent or decreased below 75 percent of the original contract quantity.  Any allowance for an increase in quantity shall apply only to that portion in excess of 125 percent of original contract item quantity, or in case of a decrease below 75 percent, to the actual amount of work performed.

(4/13/89)

104-1.03  Differing Site Conditions.  Delete in its entirety and substitute the following:  During the progress of the work, if subsurface or latent physical conditions are encountered at the site differing materially from those indicated in the contract or if unknown physical conditions of an unusual nature, differing materially from those ordinarily encountered and generally recognized as inherent in the work provided for in the contract, are encountered at the site, the party discovering such conditions shall promptly notify the other party in writing of the specific differing conditions before they are disturbed and before the affected work is performed.

Upon written notification, the Engineer will investigate the conditions, and if he determines that the conditions materially differ and cause an increase or decrease in the cost or time required for the performance of any work under the contract, an adjustment, excluding loss of anticipated profits, will be made and the contract modified in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment which results in a benefit to the Contractor will be allowed unless the Contractor has provided the required written notice.

(4/13/89)

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02, Changes.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)

Special Provisions

105-1.06  Cooperation With Utilities.  Add the following:  The Contractor shall request locates from all the Utilities having facilities in the area.  Their telephone numbers are as follows:

DOT/PF Maintenance & Operations (Soldotna)	262-2199

Homer Electric Association, Inc.	283-5831

Pacific Telecom, Inc.	564-3090 or 564-3091

Enstar Natural Gas Company	800-478-3121

There are various aerial and underground utility facilities located within the project limits.  It is the Contractor's responsibility to schedule and coordinate the Utility relocations with the project construction as set forth in Section 108-1.03, Prosection and Progress.  Specific coordination requirements for Homer Electric Association, Inc., Pacific Telecom, Inc. and Enstar Natural Gas Company are included below.

All existing utilities shall remain in service until the new utilities are installed and operational.

There are various aerial and underground utilities located throughout the project.  The Contractor shall recognize that these utilities will fall within the zone of influence of excavation for highway construction.  The Contractor is responsible for determining the extent of the conflicts with either the existing or relocated utilities and coordinate with the affected utility company to protect the facility while work is in the vicinity.  The Contractor is responsible for whatever means are necessary to protect the utilities in accordance with the requirements of the affected Utility and these special provisions.

The Contractor shall work around and protect all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility has been abandoned in place.

Relocation or adjustment of underground utility facilities will not be performed when the ground is frozen.  The Utilities may prohibit the Contractor, through the Engineer, from working near the Utility's facility when the ground is frozen.

Prior to the relocation of the utility's facilities, construction staking may be required.  The Contractor shall give the Utility two (2) weeks advance notice as to when the staking will be available and maintain the stakes until the utility relocation is completed.  Payment for this staking will be as follows:

1.	If construction staking or right-of-way staking is required by the Utility in advance of the Contractor's normal schedule, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

2.	If, as part of the contract, the Contractor provides the stakes in the area needed by the Utility, this work will be subsidiary to Item 642(1), Construction Surveying.

3.	If right-of-way staking is required by the Utility, and staking the right-of-way is not a part of the contract, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

HOMER ELECTRIC ASSOCIATION, INC.   Homer Electric Association, Inc. (HEA) owns and operates an aerial distribution pole line along the north side and crossing the Sterling Highway between Sta. 564+00 (BOP) and Sta. 751+00 (EOP).

The existing facility consists of an aerial three-phase pole line with associated aerial and underground single-phase taps and services between Sta. 564+00 and Sta. "LR" 709+70, where the three-phase circuit deadends.  An existing aerial single-phase pole line extends from three-phase deadend pole #1031 east, along the north side of the Sterling Highway, through project Sta. "LR" 751+00 (EOP).

HEA will relocate its electrical facilities where they conflict with proposed highway construction as detailed on the Utility Plan Sheets UE-1 through UE-16.

HEA will provide for the shoring of relocated poles throughout the project to allow for storm drain excavation and side street construction.  Shoring will be required prior to any excavation within four (4) feet of a utility pole or guy anchor.

As soon as the Contractor has determined the method, extent and scheduling of excavation around all new poles and anchors, he shall schedule a field meeting with HEA.  HEA will determine the number of poles requiring support and the extent of the support required.  HEA requires 48 hours notice of the field meeting.  The Contractor shall allow HEA one (1) working day per pole to complete the shoring.

Existing poles scheduled for retirement as a result of HEA relocation shall not be shored or protected.  It is the Contractor's responsibility to coordinate his operations in areas of existing poles to allow for HEA relocation prior to beginning any operation that may jeopardize the integrity of HEA's facilities.

The Contractor shall adhere to the HEA Excavation and Clearance Guidelines, attached as Appendix A, when working around electrical facilities throughout the project.  Any exceptions to the HEA Guidelines will require advance approval from HEA.

The HEA relocation is divided into five (5) segments.  Relocation will only be performed on one (1) segment at a time.  HEA requires fifteen (15) working days advance written notice from the Contractor prior to beginning relocation on any segment.  The Contractor shall schedule his operations to allow HEA the required number of working days to complete the relocation, as detailed below:

1.	Sta. 564+00 to Sta. 613+00 (UE-1 to UE-5):  HEA relocation was accomplished under project IR-OA3-3(5)/59020, Sterling Highway M.P. 82-94, Phase I.  The pole line shall remain in its present location during highway construction.

HEA will provide pole shoring protection for the following existing poles during storm drain and side street excavation:

Pole Grid No.           Station/Offset

1044                589+50, 54' left

1545                592+12, 45' left

2046                596+26, 50' left

3148                603+26, 50' left

4051                609+45, 50' left

The Contractor shall allow five (5) working days to complete the shoring between Sta. 564+00 and Sta. 612+00.

2.	Sta. 612+00 to Sta. 632+00  (UE-5 to UE-6):  HEA will construct a new three-phase distribution pole line along the northern right-of-way and outside the proposed slope limits.  Aerial and underground three-phase, single-phase and secondary services will be relocated and adjusted as shown on the Utility plans.  The existing distribution facility will be retired.

HEA will provide shoring to pole No. 6057, Sta. 623+37, 78-ft left, to allow for storm drain construction.

The Contractor shall allow HEA twenty-four (24) working days to complete the relocation between Sta. 612+00 and Sta. 632+00.

3.	Sta. 632+00 to Sta. 665+00  (UE-6 to UE-9):  HEA will construct a new three-phase distribution pole line along the northern right-of-way and outside the proposed slope limits.  Aerial and underground three-phase, single-phase and secondary services will be relocated and adjusted as shown on the Utility plans.  The existing distribution facility will be retired.

HEA will remove the existing light pole at Sta. 665+46, 23-ft left.

The Contractor shall allow HEA forty-five (45) working days to complete the relocation between Sta. 632+00 and Sta. 665+00.

4.	Sta. 665+00 to Sta. 698+00  (UE-9 to UE-11):  HEA will remove the aerial single-phase crossing at Sta. 668+00 and overhead guy crossing at Sta. 689+00 to accommodate highway construction.

The Contractor shall allow HEA four (4) working days to complete the relocation between Sta. 665+00 and Sta. 698+00.

5.	Sta. 698+00 to EOP  (UE-11 to UE-16):  HEA will construct a new three-phase and single-phase pole line along the north side of the Sterling Highway and outside of the proposed slope limits.  Aerial and underground single-phase taps and services will be relocated and adjusted as shown on the plans.    The existing distribution facility will be retired.

The existing aerial 69.9 KV transmission line crossing the Sterling Highway at Sta. 703+00 will be adjusted in place to provide adequate clearance over the proposed highway.

The Contractor shall allow HEA sixty-seven (67) working days to complete the relocation between Sta. 698+00 and EOP.

ENSTAR NATURAL GAS COMPANY. Enstar Natural Gas Company utilizes an underground gas distribution system along the south side and crossing the Sterling Highway between project Sta. 564+00 (BOP) and Sta. 698+00 (Bing's Landing Road), where natural gas distribution terminates.

The existing gas distribution system is supplied from the existing one-way feed along the east side of Otter Trail.  The existing feed crosses the Sterling Highway at Sta. 641+50, and extends one-way feed both west and east along the south side of the existing Sterling Highway.

Services to the south side of the existing Sterling Highway are served directly off the existing 3-inch main.  Existing natural gas service to properties on the north side of the Sterling Highway are supplied from the existing 3-inch main by 1-inch and 2-inch plastic highway crossings at the following locations:

1-inch Plastic		584+60

2-inch Plastic		590+50

2-inch Plastic		613+00

2-inch Plastic		621+65

2-inch Plastic		641+50

2-inch Plastic		653+65

1-inch Plastic		665+10

Enstar will relocate the natural gas facilities in conflict with highway construction as detailed on the Enstar relocation plan sheets UG-1 and UG-2.

The Enstar relocation is divided into three (3) construction segments.  Relocation will only be performed on one (1) segment at a time.  Enstar requires fifteen (15) working days advance written notice from the Contractor prior to beginning relocation on any segment.  The Contractor shall schedule his operations to allow Enstar the required number of working days to complete the relocation, as detailed below:

1.	Sta. 564+00 (BOP) to Sta. 612+00:  Enstar relocation was accomplished under project IR-OA3-3(5)/59020, Sterling Highway M.P. 82-94, Phase I.  The existing gas lines shall remain in place during highway construction.

2.	Sta. 612+00 to Sta. 641+25:  Enstar will install a new 3-inch plastic distribution main along the north side of the Sterling Highway from the existing 2-inch plastic distribution main on Otter Trail, Sta. 640+60, west to Sta. 622+67.

New 2-inch and 3-inch plastic highway crossings will be installed at the following stations:

3-inch plastic		Station 626+80

2-inch plastic		Station 631+00

2-inch plastic		Station 638+00

The existing 3-inch plastic main between Sta. 612+00 and Sta. 627+00 shall remain in its original location.  Enstar will lower the main in place where it crosses Sammie Circle and Stan's Street South to maintain four (4) feet of cover under the proposed ditch bottom.

The existing 3-inch plastic main along the south side of the Sterling Highway between Sta. 627+00 and Sta. 638+00 will be abandoned in place.  The existing 2-inch plastic crossings at Sta. 621+65 and Sta. 641+50 will be abandoned in place.

The Contractor shall allow 10 working days for Enstar to complete the relocation between Sta. 612+00 and Sta. 641+25.

3.	Sta. 641+25 to Sta. 698+00:  Enstar will install a new 3-inch plastic distribution main along the north side of the Sterling Highway from the existing feed on Otter Trail, Sta. 640+60, east to Sta. 669+00.

A new 2-inch plastic main will be constructed along Ruth Lane, south of the Sterling Highway and outside the Department's right-of-way, between Iris Lane and Sta. 668+70, 250' right.

A new 3-inch plastic main will be installed along the south right-of-way line between Sta. 668+70, 250' right, and Sta. 698+40 (Bing's Landing Road).

Existing services along the north side of the Sterling Highway will be retied to the new 3-inch main along the north right-of-way.  Existing services south of the Sterling Highway will be retied to the new 2-inch plastic main along Ruth Lane.

Enstar will install new crossings of the Sterling Highway at the following locations:

2-inch plastic		Station 649+50

3-inch plastic		Station 668+65

2-inch plastic		Station 692+35

The existing 3-inch plastic main between Sta. 644+00 and Sta. 698+00 will be abandoned in place.  Enstar will abandon the existing crossings of the Sterling Highway at Sta. 653+70 and Sta. 665+10.

The Contractor shall allow 18 working days for Enstar to complete the relocation between Sta. 641+25 and Sta. 698+00.

PACIFIC TELECOM INC.  Pacific Telecom Inc. (PTI) owns and operates an underground telecommunications system throughout the project.

The existing facility consists of underground copper and fiber optic cables along the north side of the existing Sterling Highway between Sta. 564+00 (BOP) and Sta. 751+00 (EOP).  Underground copper cable crossings of the Sterling Highway provide telephone service to the properties along the south side of the Sterling Highway at the following locations:

585+30		BFC 200 x 24

608+25		BFC 100 x 24

623+50		BFC  50 x 24

632+00		BFC 200 x 24

639+60		BFC  25 x 24

652+40		BFC 200 x 24

685+95		BFC 200 x 24

"LR" 703+05		BFC  25 x 24

PTI will relocate their telephone facilities where they conflict with highway construction throughout the project as detailed on the utility relocation plan sheets UT-1 through UT-7.

The PTI relocation is divided into five (5) segments.  Relocation will only be performed on one (1) segment at a time.  PTI requires fifteen (15) working days advance written notice from the contractor prior to beginning relocation on any segment.  The Contractor shall schedule his operations to allow PTI the required number of working days to complete the relocation, as detailed below:

1.	Sta. 564+00 (BOP) to Sta. 614+60:  Relocation of PTI's telephone facilities between Sta. 564+00 and Sta. 614+60 was accomplished under Project IR-OA3-3(5)/59020, Sterling Highway M.P. 82-94, Phase I.  The existing facilities will remain in their present locations throughout highway construction.

2.	Sta. 614+60 to Sta. 632+00:  PTI will install new BFC 600 x 24 and BFO8 cables three (3) feet inside the north right-of-way line between Sta. 614+60 and Sta. 632+00.  New underground crossings of the Sterling Highway will be installed at the following locations:

624+30	BFC 100 x 24

630+30	BFC 300 x 24

The existing BFC 400 x 24 cable along the north side of the existing Sterling Highway between Sta. 614+60 and Sta. 632+00 will be abandoned.  PTI will abandon the existing crossings at Sta. 623+50 and Sta. 632+00.

The Contractor shall allow ten (10) working days to complete the relocation between Sta. 614+60 and Sta. 632+00.

3.	Sta. 632+00 to Sta. 652+30:  PTI will install new BFC 400 x 24 and BFO8 cables three (3) feet inside the north right-of-way line between Sta. 632+00 and Sta. 652+30.  New underground crossings will be installed at the following locations:

639+25	BFC 100 x 24

652+55	BFC 200 x 24

The existing BFC 200 x 24 cable along the north side of the existing Sterling Highway between Sta. 632+00 and Sta. 652+30 will be abandoned.  The existing crossings at Sta. 632+00 and Sta. 652+55 will be abandoned in place.

The existing BFC 25 x 24 cables along the south side of the Sterling Highway between Sta. 631+90 and Sta. 635+15 and Sta. 649+40 and Sta. 652+50 will remain in place during highway construction.

The Contractor shall allow PTI twelve (12) working days to complete the relocation between Sta. 632+00 and Sta. 652+30.

4.	Sta. 652+00 to Sta. 673+35:  PTI will install new BFC 400 x 24 and BFO8 cables three (3) feet inside the north right-of-way line between Sta. 652+00 and Sta. 673+35.

The existing BFC 200 x 24 cables along the north side of the existing Sterling Highway between Sta. 652+00 and Sta. 673+35 will be abandoned in place.

PTI will relocate the existing BFC 200 x 24, BFC 50 x 24 and BFC 25 x 24 cables located within the ANNA Lane intersection to allow for side street realignment and storm drain construction.

The existing BFC 200 x 24 cable along the south side of the Sterling Highway between Sta. 652+50 and Sta. 660+35 will remain in place and operational during highway construction.

The Contractor shall allow PTI twelve (12) working days to complete the relocation between Sta. 652+00 and Sta. 673+35.

5.	Sta. 673+35 to Sta. 751+00 (EOP):  The existing BFC 200 x 24 cable along the north side of the Sterling Highway between Sta. 673+35 and Sta. 751+00 (EOP) is not in conflict with highway construction and will not require relocation.

The existing BFC 200 x 24 crossing of the Sterling Highway at Sta. 687+95 (Martha Lane) conflicts with the approximate five (5) foot grade lowering and requires relocation.  PTI will install a replacement crossing between existing pedestals #1/80.5, Sta. 687+80, 80' left and #80.5/1, Sta. 688+15, 160' right.  The new crossing will be installed half at a time, in conjunction with the highway construction, after the Contractor has completed excavation and prior to placement of select material.

The Contractor shall notify PTI two (2) working days in advance that the excavation is complete, and allow 1/2 working day for placement of the cable per each half of the crossing.

The existing BFC 200 x 24 cable along the south side of the Sterling Highway between Sta. 688+10 and Sta. "LR" 697+40 is in conflict with proposed slope limits and must be relocated.

PTI will install a new BFC 200 x 24 crossing between new pedestal #1/81.5, Sta. 697+50, 130' left and existing pedestal #80.5/3, Sta. 697+50, 210' right.  The existing BFC 200 x 24 cable between Sta. 688+10 and, Sta. "LR" 697+40 will be abandoned in place.

The Contractor shall allow PTI two (2) working days to complete the crossing at Sta. "LR" 697+50.

The existing BFC 25 x 24 crossing at Sta. "LR" 703+05 will be abandoned in place.

The Contractor shall allow PTI one (1) working day to abandon the crossing at Sta. "LR" 703+05.

105-1.07  Cooperation Between Contractors.  Add the following:  An additional contract let by the Department, Project No. I-R-OA3-3(4)/59020, Sterling Highway, MP 82-94, Phase I, will be performed concurrently with this project.  The prime contractor of this contract is Quality Asphalt Paving, Inc.

The Contractor shall coordinate his traffic control, construction, and material hauling operations with Quality Asphalt Paving, Inc. so as to minimize impact on the travelling public, and to minimize conflicts with the work being performed under the other contract.

Due to overlapping construction limits with the above contract, the Contractor will not have access to the area from B.O.P. to Sta 605+00 until June 15, 1993. Access to this area may be allowed in part or in whole prior to this date if a written agreement can be negotiated with Quality Asphalt Paving, or if Quality Asphalt Paving completes their work.  This agreement will be subject to the approval of the Engineer.

Standard Modifications

105-1.12 Load Restrictions.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan.  (5/7/91)

Special Provisions

105-1.15  Project Completion.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work scheduled under subsection 618-3.04, Maintenance of Seeded Areas, a letter of project completion will be issued by the Engineer.  (7/1/90)

105-1.17  Claims for Adjustment and Disputes.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.  (2/1/91)

Add the following:  Legal actions will be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/29/87)

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be produced in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract amount, or $2500, whichever is greater.  Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph.  For the purposes of this paragraph, the cost is the value of the steel and iron products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(6/23/92)R156

106-1.02  Local Material Sources.  General.  Add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)

Add the following:  Prior to placing or removing any material in/from a location other than those designated below, that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement will be given to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)

106-1.08  Waste Disposal Site.  Add the following subsection:  Material Site No. 21-2-008-1 is available for use as a waste disposal site for this project.  The Contractor shall adhere to the following Development Guidelines which provide the general requirements to be used in site planning.

Development Guidelines.

1.	Site Use.  This site is available for the placement of waste construction materials generated from the project.  Stumps and grubbed materials must be covered with at least a 6-inch layer of soil.  The soil can be derived from either the project or the pit.  The site shall be rehabilitated after disposal of waste material is completed.

2.	Slopes.  The covered waste materials must be leveled comparable to the surrounding ground level.  Any side slopes shall be dressed to smooth contours  of 2:1 or flatter.

3.	Rehabilitation.

a.	Rehabilitation areas susceptible to erosion will be seeded with 2½ pounds of arctared fescue per 1,000 square feet.  Fertilizer application will consist of 400 pounds per acre of 10-20-10.

b.	If it is not possible to have seeding completed by August 15, seeding and fertilizing shall be performed at the beginning of the next growing season.

c.	A final pit inspection will be performed by the Engineer and the Contractor after completion of operations and prior to the removal of equipment to ensure compliance with the appropriate stipulations.  The Engineer shall be notified by the Contractor at least 21 days prior to the scheduled removal of rehabilitation equipment from the site in order that an inspection can be performed.

4.	Access Roads.  Access to the site shall be limited to the existing access road, which connects with the Sterling Highway at approximately Station 652+50 left.  During dry conditions, dust along the access route shall be controlled by water trucks or by the application of calcium chloride.

5.	Garbage and Petroleum Products.

a.	No garbage or trash generated on the project or during site use will be buried or disposed of within the site.

b.	Petroleum spills of any size will be reported immediately to the Alaska Department of Environmental  Conservation and to the Engineer.  Waste petroleum products shall be removed from the material site and disposed elsewhere.

6.	Survey Monuments.  The Contractor shall mark and protect all survey monuments within or near the site against destruction, obliteration, or damage during the life of this contract.  If any public land monuments, or corners, or accessories, including but not limited to, U.S. Coast and Geodetic, U.S. Geological Survey, and/or Bureau of Land Management survey monuments, are destroyed, obliterated or damaged, the Contractor, by utilization of a registered land surveyor, shall reestablish or restore the monuments, corners or accessories using surveying procedures in accordance with the "Manual of Instruction for the Survey of Public Lands of the United States, 1973 Ed.," and shall record such survey in the appropriate records.

7.	Contractor's Responsibility.  The Contractor and his agents, employees, and subcontractors are bound by all pertinent conditions of the development plan and the approved disposal plan, along with all applicable State and local laws.  Any variations from the specific or general stipulations must be approved through the Engineer.

8.	Contractor's Disposal Plan.

a.	Prior to use of the site for a specific project, a disposal plan shall be submitted by the Contractor for approval by the Engineer.  The disposal plan will require a sketch map showing the site boundaries, the working boundary, proposed access route(s), and drainage diversion measures, if any.  A disposal plan narrative must accompany the sketch map and shall include dust suppression measures, measures to insure oil spill containment, and measures to prevent working area runoff contamination to water bodies.

b.	In addition to the disposal sketch plan and narrative, all applicable conditions in the development plan must be complied with.

c.	Attached to this document are guidelines to assist the Contractor in the drafting of disposal plans.

9.	Detention Basin.  A detention basin will be constructed in the northwest corner of this site as a part of this project.  No placement of waste can be allowed within 100 feet of the indicated slope limits of this facility.

The Contractor shall adhere to the following Disposal Plan Guidelines for development of the Disposal Plan which is a site and project specific sketch map and narrative that conforms to the development plan guidelines and conditions, and which is prepared and submitted by the Contractor to the Engineer prior to site use.

Disposal Plan Guidelines.

1.	General.

a.	The disposal plan, by sketch map and narrative, describes the Contractor's proposed method of operation and must be in compliance with the conditions of the controlling development plan.  After approval of the disposal plan by the Engineer, it will be used as a site use field guide by the Contractor and Engineer.

b.	Sketch maps shall have a scale sufficient for clarity under field conditions and should not be overly complex or inflexible.

c.	All data that can be shown graphically shall be shown in that manner unless it can be better described in the accompanying narrative.

d.	The use of multiple sheets should be avoided, if practical.

e.	Section and profile drawings should be used as appropriate.

2.	Sketch Maps.  Items to be shown on sketch maps, when appropriate, shall include:

a.	Site boundary.

b.	Existing or proposed access route and design.

c.	Proposed working limits to be marked on the ground.

d.	Development stages.

e.	Approximate contours before and after excavation.

f.	Vegetation lines and type of vegetation, screens and dimensions.

g.	Overburden and reject stockpiling areas.

h.	Other planned features, such as the exclusion zone around the detention basin in the NW corner.

i.	Final slope ratios and site drainage measures including grade and, when appropriate, daylighting ditches or stream diversions.

j.	Scale of drawing, north arrow, and specific dimensions as appropriate.

3.	Narrative.  The disposal plan narrative may be made part of the disposal plan sketch map or may be attached to the sketch map as conditions allow.  Items to be addressed in the disposal plan narrative shall include:

a.	Methods of operation.

b.	Length and times of operation (day, month, year, and working hours).

c.	Air and water pollution control measures.

d.	Rehabilitation measures.

e.	Estimate of quantities and types of materials to be disposed of in the site.

4.	Supplements and Amendments.  Supplements and amendments to an approved disposal plan may be initiated by the Contractor or the Engineer when conditions warrant such action.  Supplements and amendments must be mutually agreed upon and proper approval obtained prior to commencement of work of a changed nature.

a.	Minor changes are those that affect the handling of the details of the operation, but remain in compliance with the development plan.  These changes may be authorized by the Engineer.

b.	Major changes are those which cause the final outcome of the site to be significantly different from the approved disposal plan or are not in compliance with the development plan.

c.	Changes in final site outcome must be approved in writing by the Engineer.

d.	Changes not in compliance with the development plan must be approved in writing by the Engineer.

THIS PAGE LEFT BLANK INTENTIONALLY

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.01  Laws to be Observed.   Add the following:  Specific Equal Employment Opportunity Responsibilities of Federal-Aid Construction Contractors.

1.	General

a.	Equal employment opportunity requirements not to discriminate and to take affirmative action to assure equal employment opportunity as required by Executive Order 11246 and Executive Order 11375 are set forth in Required Contract Provisions (Form 25D-55) and these Special Provisions which are imposed pursuant to Section 140 of Title 23, U.S.C., as established by Section 22 of the Federal-Aid Highway Act of 1968.  The requirements set forth in these Special Provisions shall constitute the specific affirmative action requirements for project  activities  under  this contract and supplement the equal employment opportunity requirements set forth in the Required Contract Provisions.

b.	The contractor will work with the State highway agencies and the Federal Government in carrying out equal employment opportunity obligations and in their review of his/her activities under the contract.

c.	The contractor and all his/her subcontractors holding subcontracts not including material suppliers, of $10,000 or more, will comply with the following minimum specific requirement activities of equal employment opportunity:  (The equal employment opportunity requirements of Executive Order 11246, as set forth in Volume 6, Chapter 4, Section 1, Subsection 1 of the Federal-Aid Highway Program Manual, are applicable to material suppliers as well as contractors and subcontractors.)  The Contractor will include these requirements in every subcontract of $10,000 or more with such modification of language as is necessary to make them binding on the subcontractor.

2.	Equal Employment Opportunity Policy

The contractor will accept as his operating policy the following statement which is designed to further the provision of equal employment opportunity to all persons without regard to their race, color, religion, sex, or national origin, and to promote the full realization of equal employment opportunity through a positive continuing program:

It is the policy of this Company to assure that applicants are employed, and that employees are treated during employment, without regard to their race, religion, sex, color, or national origin.  Such action shall include:  employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship, preapprentice-ship and/or on-the-job training.

3.	Equal Employment Opportunity Officer

The contractor will designate and make known to the State highway agency contracting officers and equal employment opportunity officer (hereinafter referred to as the EEO Officer) who will have the responsibility for and must be capable of effectively administering and promoting an active contractor program of equal employment opportunity and who must be assigned adequate authority and responsibility to do so.

4.	Dissemination of Policy

a.	All members of the contractor's staff who are authorized to hire, supervise, promote, and discharge employees, or who recommend such action, or who are substantially involved in such action, will be made fully cognizant of, and will implement, the contractor's equal employment opportunity policy and contractual responsibilities to provide equal employment opportunity in each grade and classification of employment.  To ensure that the above agreement will be met, the following actions will be taken as a minimum:

(1)	Periodic meetings of supervisory and personnel office employees will be conducted before the start of work and then not less often than once every six months, at which time the contractor's equal employment opportunity policy and its implementation will be reviewed and explained.  The meetings will be conducted by the EEO Officer or other knowledgeable company official.

(2)	All new supervisory or personnel office employees will be given a thorough indoctrination by the EEO Officer or other knowledgeable company official covering all major aspects of the contractor's equal employment opportunity obligations within thirty days following their reporting for duty with the contractor.

(3)	All personnel who are engaged in direct recruitment for the project will be instructed by the EEO Officer or appropriate company official in the contractor's procedures for locating and hiring minority group employees.

b.	In order to make the contractor's equal employment opportunity policy known to all employees, prospective employees and potential sources of employees, i.e., schools, employment agencies, labor unions (where appropriate), college placement officers, etc., the contractor will take the following actions:

(1)	Notices and posters setting forth the contractor's equal employment opportunity policy will be placed in areas readily accessible to employees, applicants for employment and potential employees.

(2)	The contractor's equal employment opportunity policy and the procedures to implement such policy will be brought to the attention of employees by means of meetings, employee handbooks, or other appropriate means.

5.	Recruitment

a.	When advertising for employees, the contractor will include in all advertisements for employees the notation:  "An Equal Opportunity Employer."  All such advertisements will be published in newspapers or other publications having a large circulation among minority groups in the area from which the project work force would normally be derived.

b.	The contractor will, unless precluded by a valid bargaining agreement, conduct systematic and direct recruitment through public and private employee referral sources likely to yield qualified minority group applicants, including, but not limited to, State employment agencies, schools, colleges and minority group organizations.  To meet this requirement, the contractor will, through his EEO Officer, identify sources of potential minority group employees, and establish with such identified sources procedures whereby minority group applicants may be referred to the contractor for employment consideration.

In the event the contractor has a valid bargaining agreement providing for exclusive hiring hall referrals, he is expected to observe the provisions of that agreement to the extent that the system permits the contractor's compliance with equal employment opportunity contract provisions.  (The U.S. Department of Labor has held that where implementation of such agreements have the effect of discriminating against minorities or women, or obligates the contractor to do the same, such implementation violates Executive Order 11246, as amended.)

c.	The contractor will encourage his present employees to refer minority group applicants for employment by posting appropriate notices or bulletins in areas accessible to all such employees.  In addition, information and procedures with regard to referring minority group applicants will be discussed with employees.

6.	Personnel Actions

Wages, working conditions, and employee benefits shall be established and administered, and personnel actions of every type, including hiring, upgrading, promotion, transfer, demotion, layoff, and termination, shall be taken without regard to race, color, religion, sex, or national origin.  The following procedures shall be followed:

a.	The contractor will conduct periodic inspections of project sites to insure that working conditions and employee facilities do not indicate discriminatory treatment of project site personnel.

b.	The contractor will periodically evaluate the spread of wages paid within each classification to determine any evidence of discriminatory wage practices.

c.	The contractor will periodically review selected personnel actions in depth to determine whether there is evidence of discrimination.  Where evidence is found, the contractor will promptly take corrective action.  If the review indicates that the discrimination may extend beyond the actions reviewed, such corrective action shall include all affected persons.

d.	The contractor will promptly investigate all complaints of alleged discrimination made to the contractor in connection with his obligations under this contract, will attempt to resolve such complaints, and will take appropriate corrective action within a reasonable time.  If the investigation indicates that the discrimination may affect persons other than the complainant, such corrective action shall include such other persons.  Upon completion of each investigation, the contractor will inform every complainant of all of his avenues of appeal.

7.	Training and Promotion

a.	The contractor will assist in locating, qualifying, and increasing the skills of minority group and women employees, and applicants for employment.

b.	Consistent with the contractor's work force requirements and as permissible under Federal and State regulations, the contractor shall make full use of training programs, i.e., apprenticeship, and on-the-job training programs for the geographical area of contract performance.  Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.  In the event the Training Special Provision is provided under this contract, this subparagraph will be superseded as indicated.

c.	The contractor will advise employees and applicants for employment of available training programs and entrance requirements for each.

d.	The contractor will periodically review the training and promotion potential of minority group and women employees and will encourage eligible employees to apply for such training and promotion.

8.	Unions

If the contractor relies in whole or in part upon unions as a source of employees, the contractor will use his/her best efforts to obtain the cooperation of such unions to increase opportunities for minority groups and women within the unions, and to effect referrals by such unions of minority and female employees.  Actions by the contractor either directly or through a contractor's association acting as agent will include the procedures set forth below:

a.	The contractor will use best efforts to develop, in cooperation with the unions, joint training programs aimed toward qualifying more minority group members and women for membership in the unions and increasing the skills of minority group employees and women so that they may qualify for higher paying employment.

b.	The contractor will use best efforts to incorporate an equal employment opportunity clause into each union agreement to the end that such union will be contractually bound to refer applicants without regard to their race, color, religion, sex, or national origin.

c.	The contractor is to obtain information as to the referral practices and policies of the labor union except that the extent such information is within the exclusive possession of the labor union and such labor union refuses to furnish such information to the contractor, the contractor shall so certify to the State highway department and shall set forth what efforts have been made to obtain such information.

d.	In the event the union is unable to provide the contractor with a reasonable flow of minority and women referrals within the time limit set forth in the collective bargaining agreement, the contractor will, through independent recruitment efforts, fill the employment vacancies without regard to race, color, religion, sex, or national origin, making full efforts to obtain qualified and/or qualifiable minority group persons and women.  (The U.S. Department of Labor has held that it shall be no excuse that the union with which the contractor has a collective bargaining agreement providing for exclusive referral failed to refer minority employees.)  In the event the union referral practice prevents the contractor from meeting the obligations pursuant to Executive Order 11246, as amended, and these special provisions, such contractor shall immediately notify the State highway agency.

9.	Subcontracting

a.	The contractor will use his best efforts to solicit bids from and to utilize minority group subcontractors or subcontractors with meaningful minority group and female representation among their employees.  Contractors shall obtain lists of minority-owned construction firms from State highway agency personnel.

b.	The contractor will use his best efforts to ensure subcontractor compliance with their equal employment opportunity obligations.

10.	Records and Reports

a.	The contractor will keep such records as are necessary to determine compliance with the contractor's equal employment opportunity obligations.  The records kept by the contractor will be designed to indicate:

(1)	the number of minority and nonminority group members and women employed in each work classification on the project,

(2)	the progress and efforts being made in cooperation with unions to increase employment opportunities for minorities and women (applicable only to contractors who rely in whole or in part on unions as a source of their work force),

(3)	the progress and efforts being made in locating, hiring, training, qualifying, and upgrading minority and female employees, and

(4)	the progress and efforts being made in securing the services of minority group subcontractors or subcontractors with meaningful minority and female representation among their employees.

b.	All such records must be retained for a period of three years following completion of the contract work and shall be available at reasonable times and places for inspection by authorized representatives of the State highway agency and the Federal Highway Administration.

c.	The contractors will submit an annual report to the State highway agency each July for the duration of the project, indicating the number of minority, women, and non-minority group employees currently engaged in each work classification required by the contract work.  This information is to be reported on Form PR 1391.  If on-the-job training is being required by "Training Special Provision", the contractor will be required to furnish State of Alaska Form 25A312.

(4/8/83)

107-1.11  Protection and Restoration of Property and Landscape.  Add the following to the third paragraph:  When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.

The Contractor shall not excavate, nor use for fill, any material suspected of or found to contain hazardous substances or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected of or found to contain hazardous substances or petroleum fuels.

The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  Also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.  (5/7/91)

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2253.

Add the following:  The Contractor shall not use land from, nor disrupt public use of, Izaak Walton State Recreation Site, Scout Lake Recreation Area, or any other park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.

The Contractor shall do no work, trespass, stockpiling, staging, or parking below the ordinary highwater mark of any watercourse, unless permitted by the contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

Standard Modifications

107-1.13  Responsibility for Damage Claims.  In the first sentence, change "claims or actions for injuries" to read "claims, actions or liabilities for injuries".

Special Provisions

107-1.15 Contractor's Responsibility for Work.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.  (5/7/91)

Standard Modifications

107-1.16  Contractor's Responsibility For Utility Property And Services.  In the last sentence of the third paragraph delete: "by the local fire authority."

Special Provisions

107-1.16  Contractor's Responsibility for Utility Property and Service.  Add the following after the first paragraph:  When working within 10 feet of an overhead electrical line or conductor, the Contractor shall comply with the requirements of Alaska Statutes AS 18.60.670 through AS 18.60.695.

Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the utility.

107-1.21  Permits.  Add the following Subsection:  The following permits have been received on the Contractors behalf by the Department:

1.	Department of the Army, Corps of Engineers, Nationwide Permit No. 7, dated April 8, 1992.

2.	Alaska Department of Fish and Game (ADF&G), Title 16 Fish Habitat Permit, No. FG 90-II-0728, Amendment I, dated April 28, 1992.

3.	Alaska Department of Environmental Conservation, Storm Water Discharge, letter of non-objection, dated June 12, 1992.

The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge stormwater from the construction site.  Requirements for this permit are given in Section 641, Erosion and Pollution Control.

The permits obtained by the Department are attached to these specifications as Appendix B.  The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have copies of the permits posted in the project office.

(8/1/90)

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Add the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.   As  a  minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License.

2.	Business license for trucking together with supporting documents that list the driver as the business owner or corporate officer.

3.	Documents showing the driver's ownership interest in the truck including:

a.	Truck registration, and

b.	Lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria  for an  independent contractor are not found to exist, amended payrolls must be submitted listing the driver as an employee subject to all labor provisions of the contract.  These criteria are:

1.	the owner-operator's right to control the manner in which the work is to be performed,

2. 	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)

Standard Modifications

108-1.03  Prosecution and Progress.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)

Special Provisions

108-1.03  Prosecution and Progress.  Delete Item 5., and substitute the following:

5.	A plan for erosion and pollution control, as required under Subsection 641-1.02, Submittals.  (9/21/92)R160

Add the following:  The construction of this project will be planned and recorded with a conventional Critical Path Method (CPM) schedule.  The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

1.	Preparation of Initial Schedule.  At the preconstruction conference, the Contractor shall submit for the Engineer's approval, a detailed initial CPM schedule.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project or any milestone shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed CPM schedule are required, the Contractor shall do so promptly.  The CPM schedule must be finalized within 60 days of the Notice to Proceed.

2.	Schedule Requirements.  The CPM schedule shall be set up so that the schedule may be read by Prima Vera scheduling software being run on an IBM compatible micro computer with a 1.44 mb disk drive.  All required CPM schedule submittals shall include 1 hard copy and 1 copy of the same schedule on a 3.5-inch double sided diskette.

The CPM schedule shall be presented as a Precedence Diagram Network developed in the activity-on-node format and shall include:

a.	activity description,

b.	activity duration,

c.	resources required for each of the project activities, including:

(1)	labor, showing:

-work days per week

-holidays

-numbers of shifts per day

-number of hours per shift

(2)	equipment, including the number of units of each type of equipment, and

(3)	materials.

The activity-on-node diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	60 - Day Preliminary Schedule.  Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer's approval of a 60-day preliminary schedule.  This schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates.  Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.  The Contractor shall submit a revised CPM schedule within 7 calendar days after this meeting.  The revised schedule shall show finish dates of completed activities and updated times for the remaining work, including any addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

In addition to the CPM schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and,

5.	the location of the work to be performed.

After approval of the Progress Schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.  State representatives may be attending meetings, community council meetings, throughout the Region, and it is expected that the spokesperson will accompany them to assist by briefly describing, and answering questions about the Contractor's work and time schedules.  The spokesperson  will also be required to accompany the Engineer to residents and businesses abutting the Sterling Highway, when disputes or problems arise that require mediation between the public and the project.  The spokesperson must be able to speak for the Contractor and commit the Contractor to courses of action when needed to resolve problems.

Preparation and updating of the CPM schedule, two week work plans and providing a spokesperson will not be paid for directly.  Failure to perform this work will result in partial withholding of progress payments in accordance with subsection 109-1.06, Progress Payments.

(1/27/92)R11

108-1.05  Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer. (9/1/89)

108-1.06  Determination and Extension of Contract Time.  Add the following:

4.	Suspensions of Work Ordered by the Engineer.  If the performance of all or any portion of the work is suspended or delayed by the Engineer in writing for an unreasonable period of time (not originally anticipated, customary, or inherent to the construction industry) and the Contractor believes that additional compensation and/or contract time is due as a result of such suspension or delay, the Contractor shall submit to the Engineer in writing, a request for adjustment within 7 calendar days of receipt of the notice to resume work.  The request shall set forth the reasons and support for such adjustment.

Upon receipt, the Engineer will evaluate the Contractor's request.  If the Engineer agrees that the cost and/or time required for the performance of the contract has increased as a result of such suspension and the suspension was caused by conditions beyond the control of and not the fault of the Contractor, its suppliers, or subcontractors at any approved tier, and not caused by weather, the Engineer will make an adjustment (excluding profit) and modify the contract in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment will be allowed unless the Contractor has submitted the request for adjustment within the time prescribed.

No contract adjustment will be allowed under this clause to the extent that performance would have been suspended or delayed by any other cause, or for which an adjustment is provided for or excluded under any other term or condition of this contract.

(4/13/89)

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  General.  Add the following:  When more than one variety of material or work item is specified for a single pay item number, letter or numeric suffixes will be included within the parenthesis to differentiate the types.  (9/1/89)

109-1.02  Measurement of Quantities.  Add the following:

TABLE 109-1

| CONVERSION TO THE SI INTERNATIONAL SYSTEM OF UNITS* |  |  |
| --- | --- | --- |
| To convert from | to | Multiply by |
| mile (US Statute) | meter (m) | 1,609.347 |
| foot | meter (m) | 0.3048 |
| foot (US survey) | meter (m) | 1200/3937 |
| inch | meter (m) | 0.0254 |
| square foot | square meter (m2) | 0.09290304 |
| square yard | square meter (m2) | 0.8361274 |
| acre (US Survey) | square meter (m2) | 4,046.873 |
| cubic foot | cubic meter (m3) | 0.02831685 |
| cubic yard | cubic meter (m3) | 0.7645549 |
| gallon (US liquid) | cubic meter (m3) | 0.003785412 |
| M. Gal. | cubic meter (m3) | 3.785412 |
| pound (lb avoirdupois) | kilogram (kg) | 0.45359237 |
| ton (short,2000 lb) | kilogram (kg) | 907.1847 |
| pound-force (lbf) | newton (N) | 4.448222 |
| footcandle | lux (lx) | 10.76391 |
| degree Fahrenheit | degree Celsius (C) | tC=(tF-32)/1.8 |

* From ASTM publication E380-89a, Standard Practice for Use of the International System of Units (SI) The Modernized Metric System

(1/31/92)R136

Standard Modifications

109-1.03 Scope of Payment.  Delete the last sentence of the fourth paragraph.  (5/7/91)

Special Provisions

109-1.04  Compensation for Altered Quantities.  In the third indented subparagraph, delete the following: ", except that the total payment for the item shall not exceed 75 percent of the total amount bid for the item".  (4/13/89)

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)

109-1.06  Progress Payments.  Add the following:  Failure to submit schedules in accordance with subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage may be released by the Engineer upon receipt of current schedules from the Contractor.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the permit.

(9/21/92)R137a

109-1.07  Payment For Materials on Hand.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Alaska only, at a location acceptable to the Engineer (9/1/89)

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, CFR (Code of Federal Regulations), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  Interpretation.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03.3 for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Goal in order to be eligible for award of this contract.

120-3.01  Determination of Compliance.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that ALL of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02, Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, ALL of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02,  Good Faith Effort.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Goal those monies allowed by the Engineer in Subsection 120-3.03, paragraph No. 4,  as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under Subsection 120-5.01, Basis of Payment.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100 percent.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01 until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per  Subsection 120-3.03, paragraph No. 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(5/12/89)

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 Description.  Add the following:  This work shall also include the abandonment of ground water wells and removal of underground fuel storage tanks.

202-2.01  General Construction Requirements.  Add the following:  The construction of mail box installations shall use new mail boxes.  Existing newspaper delivery tubes shall be relocated to new posts.  Mail boxes shall be United States Postal Service approved, either traditional or contemporary design, having a minimum length of 21-inches, minimum width of 8-inches and minimum height of 10-1/2 inches.  Existing posts and foundations shall be removed and remaining holes backfilled to the level of surrounding ground.

1.	Abandonment of Ground Water Wells.  All monitoring wells to be decommissioned were constructed with No. 16 silica sand in the boring annulus near the well screen.  The remainder of the boring annulus was filled with bentonite grout.  All wells shall be decommissioned under 18 AAC 80.015(d) using the American Water Works Association (AWWA) standards, Section 13.  As a minimum, the well pipe shall be filled with grout, cut off five feet below the surface and sealed.

The abandonment shall be performed under the supervision of a Hazardous Waste Professional as detailed under subsection 203-3.07, Item 2., Hazardous Waste Professional.  A final well closure report meeting the requirements of Alaska Department of Environmental Conservation (ADEC) shall be prepared by the Hazardous Waste Professional and submitted to the Engineer for approval upon completion of the abandonment.

2.	Removal of Storage Tanks.  The underground storage tanks to be removed are the following:

Type of fuel             Number and Size

Gasoline            3 each @ 8500 gallons

Diesel             1 each @ 3000 gallons

Unknown             2 each @ 5000 gallons

Unknown             1 each @ 1000 gallons

The tanks have been cleaned and the excavation surrounding them backfilled with clean material by ADEC in earlier cleanup efforts.  If the removal is done carefully, no further contamination is expected to be exposed during removal activities.  The Contractor shall purge the tanks according to current ADEC regulations prior to tank removal.  Disposal of the tanks will be the responsibility of the Contractor and shall be in accordance with all applicable laws and regulations.

Tank removal and testing for contaminated soil shall be performed under the supervision of a Hazardous Waste Professional as detailed under subsection 203-3.07, Item 2., Hazardous Waste Professional.  A tank removal and closure report meeting the requirements of ADEC shall be prepared by the Hazardous Waste Professional and submitted to the Engineer for approval upon completion of the removal.

The resulting hole shall be backfilled with material meeting the requirements of Selected Material, Type A.

202-2.04  Removal of Pavement, Sidewalks, Curbs, Etc.  Add the following:  Pavement removed may be placed in the embankment, below the Selected Material, Type B layer, or placed in the lower reaches of Selected Material, Type D.  It shall be located a minimum of two feet above the water table, and no closer than 300 feet to a watercourse.  The broken asphalt pieces shall be six inches or less in maximum dimension.  The location of the disposal areas shall be clearly identified on the as-built plans.

For disposal of removed asphalt concrete not placed as embankment, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by DEC for disposal of removed asphalt.  A DEC permitting officer in Anchorage may be contacted at 563-6529, extension 246.

202-3.01  Method of Measurement.  Add the following:  Ground water well abandonment and removal of storage tanks will be measured for payment for each item completed in a manner consistent with ADEC regulations.

Standard Modifications

202-3.01  Method of Measurement.  Delete the fourth and fifth paragraphs and substitute the following:  Mail box installations will be measured by each complete unit of the type (single, double, or multiple) specified.

Newspaper tube installations will not be measured for payment but will be considered subsidiary to mail box installations.

(5/7/91)

202-4.01  Basis of Payment.  Delete the third paragraph and substitute the following:  Mail boxes installations will be paid for at the contract price per unit.  Such price will be full compensation for removal, temporary relocation, and final installation of mail boxes and newspaper tubes.

Special Provisions

202-4.01  Basis of Payment.  Add the following:  Item 202(18), Removal of Storage Tanks will be paid for each tank removed, and will include all work necessary to excavate, purge, and dispose of the tanks.  No separate payment will be made for the excavation required.  If excavated material meets the requirements of Selected Material, Type A, it shall be utilized as backfill with no additional payment.  If borrow is required to backfill the hole, it will be paid under Item 203(6A), Borrow, Type A.  No separate payment will be made for testing the excavated soils for contaminants or for providing the Hazardous Waste Professional.

Item 202(23), Ground Water Well Abandonment will be paid for each well decommissioned and will include all labor, equipment and materials necessary to complete the work.  No separate payment will be made for excavation, testing any excavated soils for contaminants, or for providing the Hazardous Waste Professional.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

202(18)	Removal of Storage Tanks	Each

202(20)	Double Mail Box Installation	Each

202(23)	Ground Water Well Abandonment	Each

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  Description.  Add the following:  This work shall also consist of handling contaminated soil as detailed under Subsection 203-3.07, Contaminated Soil Special Handling.

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.  (5/12/89)

Special Provisions

203-3.01  General Construction Requirements.  Add the following to the fifth paragraph:  Existing pavement shall be removed and disposed of in accordance with subsection 202-2.04, Removal of Pavement, Sidewalks, Curbs, Etc., prior to obliteration of the underlying roadway.

203-3.02  Embankment Construction.  On page 96, delete the first sentence of the second paragraph, and substitute the following:  Roadway embankments shall be placed in horizontal layers not exceeding eight inches in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by one foot and transversely by 20-feet.

Standard Modifications

203-3.02  Embankment Construction.  On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible.  (5/7/91)

Special Provisions

203-3.02  Embankment Construction.  Add the following:  Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104, Scope of Work.  (9/1/89)

The method of placement and compaction for Selected Material, Type D, shall be at the Contractor's option.  There are no placement or compaction requirements stipulated for Selected Material, Type D.

203-3.07  Contaminated Soil Special Handling.  Add the following subsection:  This work shall consist of excavating fuel contaminated soils, testing, hauling the contaminated soils to a remediation site, cleaning the contaminated soils by thermal remediation, and disposing the treated soil.  This work shall also consist of temporarily stockpiling the contaminated material, if necessary.  All work shall be performed under the supervision of a Hazardous Waste Professional and in accordance with the following:

1.	Determining Limits of Contaminated Soil.  Petroleum hydrocarbon contaminated soil has been identified within the right-of-way adjacent to the Naptowne Trading Post as shown on the plans.  In addition, contaminated soil may be encoutered during removal of underground fuel storage tanks and abandonment of monitoring wells.  The extent of contaminated soil to be encountered can not be determined until the material is exposed.

To determine the limits of contaminated soil, a Hazardous Waste Professional shall be provided by the Contractor.  This person (firm) will be in responsible charge of the work at the Naptowne Trading Post excavation site, for removal of the existing underground fuel storage tanks, and for abandonment of monitoring wells.

2.	Hazardous Waste Professional.  The Hazardous Waste Professional (firm) shall have a current Alaska Department of Environmental Conservation (ADEC) approved Quality Assurance Program Plan (QAPP).  All work shall be in accordane with the procedures detailed in the QAPP and in accordance with the ADEC approved project plans.  The Hazardous Waste Professional shall perform the following duties:

a.	Field monitor and direct all activities related to working within known contaminated areas.

b.	Prior to any work in the known contaminated areas, submit for the Engineer's approval an ADEC approved:

(1)	Site specific Quality Assurance Project Plan (QAPjP).  This plan shall detail how the Hazardous Waste Professional will identify and screen contaminants in the field, transport contaminated materials to the remediation site, supervise the thermal remediation effort, dispose of the treated soil, identify the need for and location of any temporary stockpile locations, and detail the analytical methods to be used for determining the degree of contaminants in the excavated soil.

(2)	Temporary Soil Stockpile Plan.  This plan shall identify where and how potentially contaminated soil would be stockpiled on site until quantitative analyses were accomplished.  In addition, it would detail what quantitative tests would be done, and how sampling of the material would be conducted.

c.	Monitor and direct all work associated with the removal of underground storage tanks and monitoring well abondonment.

d.	Characterize any incidental contamination discovered during construction.

e.	Test the contamination levels in the soils and determine if the soils can be disposed of as unclassified excavation or if they will require thermal remediation.

f.	Prepare closure reports required by ADEC regulations, and maintain "chain-of-custody" paperwork concerning the disposal of the contaminated soil.

3.	Worker Health and Safety.  Prior to the excavation of any soils identified as contaminated, the Contractor and/or subcontractor shall assure that all personnel working in the area of potential contamination have received the State of Alaska, Department of Labor, Health and Safety Training.  The Contractor shall provide the Engineer a list of all personnel and subcontractors that will be working within the area identified as being potentially contaminated.

The Contractor shall provide the Engineer with a site health and safety plan a minimum of ten (10) days prior to beginning work at the Naptown Trading Post area or prior to removal of underground tanks or monitoring wells.

The Contractor shall notify all personnel and subcontractors prior to their beginning work at the site that they will be working in an area identified as being potentially contaminated with petroleum fuel.

4.	Contaminated Soil Removal and Segregation.  The material to be excavated at Naptown Trading Post, has been identified as being contaminated by an uncontrolled release of petroleum fuel (gasoline).  This release has been found by site investigations to be the following:

Contaminant           Concentration (ppm)

TPH                     1250.0 max.

BTEX                      85.7 max.

Benzene                    1.4 max.

Soil contamination exceeding ADEC Level A concentrations was discovered to depths of fifteen feet (approximate groundwater location) at one localized area (Boring N-5).  The Contractor shall excavate and remove all fuel contaminated soils that exceed the Level A concentrations in this area down to groundwater.  This excavation should begin at the location of Boring N-5 and move out and down in a rough circle until contaminant levels below DEC Level A concentrations are encountered.

The Hazardous Waste Professional shall screen all material excavated with a photoionization detector (PID) to segregate non-contaminated soils from contaminated soils, and shall monitor and verify the contamination levels in the soils which are removed from the site for disposal.

In the event the Contractor must stockpile contaminated soil, a bottom liner, top cover and temporary fencing will be required.  The liner, cover and temporary fencing shall be provided by the Contractor.

5.	Remediation.  Contaminated material shall be thermally remediated to or below cleanup level A guidelines as established by the Alaska Department of Environmental Conservation prior to project completion.  Level A requires not greater than 50 ppm Gasoline Range Petroleum Hydrocarbons, 0.1 ppm Benzene and 10 ppm BTEX (Benzene, Toluene, Ethylbenzene and Xylene).

6.	Abandonment of Monitoring Wells.  See Subsection 202-2.01 for requirements.

7.	Removal of Underground Storage Tanks.  See Subsection 202-2.01 for requirements.

203-4.01  Method of Measurement.  Add the following:  No deduction from the excavation quantities will be made for pavement removed under Item 202(2), Removal of Pavement.

Item 203(28), Contaminated Soil Special Handling will be measured by the ton in accordance with Section 109, Measurement and Payment.

Standard Modifications

203-5.01  Basis of Payment.  Change Pay items 203(5), (6) and (7) to read:  Borrow, Type _____.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)

Special Provisions

203-5.01  Basis of Payment.  Add the following:  Item 203(28), Contaminated Soil Special Handling will be paid for each ton of material thermal remediated.  Such payment will include all work associated with excavating, testing, temporarily stockpiling, hauling, treating and disposing the contaminated material.

No separate payment will be made for providing the Hazardous Waste Professional or for performing the duties as detailed under subsection 203-3.07, item 2., above.  No separate payment will be made for providing and removing a bottom liner, top cover and temporary fence for a temporary stockpile.  These items will be subsidiary to Item 203(28), Contaminated Soil Special Handling.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

203(28)	Contaminated Soil	Ton

Special Handling

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 Materials.  Add the following: Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  Native material shall be utilized for pipe bedding and backfill below or outside the pavement structure if the material meets the minimum requirements of Selected Material, Type C as specified in subsection 703-2.07, Selected Material.  (9/1/89)

204-3.01  Construction Requirements.  Add the following to the third paragraph:  Native material utilized for pipe bedding and backfill outside the pavement structure shall be placed in layers and compacted as approved by the Engineer.

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  Materials.  Delete the last two sentences of the first paragraph and substitute the following:  The gradation of base course material for use under asphalt concrete pavement will be either Type C-1 or D-1 at the Contractor's option; however, once selected, only one type shall be used.  The gradation of base course material for use as a surface course for the unpaved portions of driveways shall be Type E-1.

301-5.01  Basis of Payment.  Add the following:  Payment for base course material will be made under Item 301(1), Crushed Aggregate Base Course, regardless of the gradation type used.

Delete this Section in its entirety and substitute the following:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-1.01  Description.  This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the asphalt concrete mixture on a previously prepared surface, all as specified in the contract and in conformance with the lines, grades and thicknesses shown on the plans.

401-2.01  Composition of Asphalt Concrete Mixtures - Job Mix Design.  Asphalt concrete mixtures shall be composed of aggregate, asphalt cement, and required additives combined within the limits for the type and class specified in the contract.

The Contractor shall provide an asphalt concrete mixture that meets the asphalt concrete mix design requirements of Table 401-1.  The Engineer will evaluate the Trial Job Mix Design to determine conformance with Table 401-1, when tested in accordance with ATM T-17.

At least 15 calendar days prior to the production of asphalt concrete pavement mix, the Contractor shall submit the following to the Engineer:

1.	Notification that aggregate proposed for the asphalt concrete mixture is available for sampling.

2.	A letter stating the proposed gradation for the Trial Job Mix Design, gradations for individual stockpiles, and blend ratio for each aggregate stockpile.

3.	A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in  Section 702, manufacturer's certificate of compliance with Section 702, and a temperature viscosity curve for the asphalt cement.

4.	A 1/2 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

5.	The Contractor shall accompany the Engineer during sampling, and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.

The Engineer will evaluate the gradation for the Trial Job Mix Design and suitability of the materials submitted.  If the asphalt concrete mixture conforms to the asphalt concrete mix design requirements specified in Table 401-1, when tested in accordance with ATM T-17, the Engineer will approve the Trial Job Mix Design and specify a target value for the asphalt cement content, mixing temperature and additives.

If the Trial Job Mix Design does not conform to the asphalt concrete mix design requirements specified in Table 401-1, when tested by the Engineer, the Contractor shall submit in writing to the Engineer another proposed gradation for a second Trial Job Mix Design.  Samples of aggregate and additional asphalt cement shall be obtained in the same manner as for the original Trial Job Mix Design.  The Engineer shall evaluate and test the second Trial Job Mix Design and either approve or disapprove the design based on the contract requirements.  The above procedure shall be repeated until the Trial Job Mix Design is approved.  Trial Job Mix Design test results will be available within 15 calendar days of each submittal.

If the Contractor proposes a change in source of aggregate material, source of asphalt cement or a change in the gradation target values after production has started, the Contractor shall submit in writing the proposed gradation target values to the Engineer and request a new Trial Job Mix Design be evaluated for approval.  The Contractor shall accompany the Engineer during sampling and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.  Approval of the new Trial Job Mix Design and/or aggregate material will require testing and evaluation.  Trial Job Mix Design test results will be available within 15 calendar days of submittal.  If the asphalt concrete mixture conforms to the asphalt concrete mix design requirements specified in Table 401-1, when tested in accordance with ATM T-17, the Engineer will develop a new target value for the asphalt cement content, mixing temperature and additives.  The new target values for gradation and asphalt cement content will only be in effect on asphalt concrete mixture produced after the Contractor submittal of the new gradation target values for the Trial Job Mix Design.

The location and type of the mixing plant shall be included with the Trial Job Mix Design data.  Asphalt concrete mixtures produced from different plants shall not be mixed.

The first trial job mix design for each source of coarse aggregate type or class will be tested at no cost to the Contractor.  If the initial job mix design meets the requirements of subsection 401-2.01, additional mix designs requested by the Contractor will be assessed a fixed fee of $1,500 each.

If the first trial job mix design does not meet the requirements of subsection 401-2.01, a second mix design will be performed at no cost to the Contractor.  All subsequent job mix designs after the second mix design will be assessed a fixed fee of $1,500 each.

Table 401-1 Asphaltic Concrete Mix Design Requirements Design Parameters Type IIA Stability, lbs. 1,800 min. Flow, 0.01 inch (0.25 mm) 8-14 Voids in total mix, percent 3-5 Compaction, number of blows each side of test specimen 75 Dust-asphalt ratio (1) 0.6-1.4 Voids in mineral aggregate (VMA) 13 (1) Dust-asphalt ratio is defined as the percent of material passing the U.S. No. 200 sieve divided by the percent of asphalt (calculated by weight of mix).

Temporary pavement shall meet the requirements for Asphalt Concrete, Type IIA.

401-2.02  Aggregates.  Aggregate gradation shall be of the type specified in the contract and shall conform to the requirements of Subsection 703-2.04.

401-2.03  Asphalt Materials.  The grade of asphalt cement will be specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702.  Asphalt cement may be conditionally accepted at the source.  If the material is to be conditionally accepted at the source, the Contractor shall provide a manufacture's certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the material is shipped.

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the asphalt supplied for the Trial Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended while a new Trial Job Mix Design proposal is submitted for approval.

401-2.04  Anti-Strip Additives.  Anti-strip agents shall be used in the proportions determined by ATM T-14 and shall be included in the approved Trial Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.

401-2.05  Process Quality Control.  It is expressly understood that the Contractor is solely responsible for the sampling and testing of material for process control of the asphalt concrete mixture including screening, crushing, blending, stockpiling of the aggregate, production of the asphalt concrete mixture and monitoring compaction of the asphalt concrete mixture.

CONSTRUCTION REQUIREMENTS

401-3.01  Weather Limitations.  The asphalt concrete mixture shall not be placed on a wet surface on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture.  No asphalt concrete mixture for a leveling course shall be placed unless the surface temperature is 40 degrees F or warmer.

401-3.02  Equipment.  All equipment shall be in good working order and free of asphalt concrete mix buildup.  All equipment shall be available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

401-3.03  Bituminous Mixing Plants.  Mixing plants shall conform to AASHTO M 156.

Proportioning (batch) scales shall not be used for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

401-3.04  Hauling Equipment.  Trucks used for hauling asphalt mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department's Approved Products List.  Diesel fuel or fuel oil shall not be used as an asphalt release agent.

Each truck shall have a watertight canvas cover of such size as to extend at least one foot over the sides and end of the truck bed and be adequately secured to protect the asphalt concrete mixture.  The use of the canvas cover shall be at the Engineer's direction.

401-3.05  Asphalt Pavers.   Asphalt pavers shall be self-propelled units provided with a heated vibratory screed. Grade and cross slope shall be controlled through the use of automatic grade and slope control devices.  The paver screed control system shall be automatically actuated by the use of an erected string line or a mobile stringline (ski) at least 30 feet in length on the high side of the paver.  Grade control shall be used on either  a) both the high and low sides or b) grade control on the high side and slope control on the low side.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation.  The hopper shall be equipped with a distribution system to place the asphalt concrete mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Auger extensions shall be within 1.5 feet of the screed extension on both sides.

The use of a pickup machine to transfer the asphalt concrete mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collection of the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any detrimental effects are observed.

401-3.06  Rollers.  The Contractor shall supply a sufficient number and weight of rollers to compact the mixture to the required density while maintaining the pace of the paving operations.  Rollers shall be of the static steel wheel, vibratory steel wheel, and pneumatic tire type, self propelled and capable of reversing without backlash.  They shall be specifically designed to compact hot asphalt concrete mixtures.  The use of equipment which results in crushing of the aggregate will not be permitted.

Pneumatic tire rollers shall be fully skirted, shall be at least 6 feet wide, and shall be configured such that the rear group of tires align to cover the spaces between the front group of tires.  The roller shall have an operating weight per tire of at least 3,000 pounds.  Tires shall be of equal size, a minimum of 20 inches in diameter, shall be inflated to at least 80 psi and  maintained so that tire pressures do not vary more than 5 psi between any two tires.

401-3.07  Preparation of Existing Surface.  Existing surfaces shall be prepared in conformance with the plans and specifications.  Existing paved surfaces shall be cleaned of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

Contact surfaces of curbing, gutters, manholes, and other structures shall be coated with a thin, uniform coating of tack coat material in conformance with Section 402 prior to the asphalt concrete mixture being placed.

Surfaces which have received a prime coat shall be allowed to cure.  Surfaces which have received an emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixture.

401-3.08  Preparation of Asphalt.  A continuous supply of the asphalt cement shall be supplied to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing temperature.

401-3.09  Preparation of Aggregates.  The aggregate for the asphalt concrete mixture shall be heated and dried to a temperature compatible with the mix requirements specified.  Flames used for drying and heating shall be properly adjusted to avoid damage to the aggregate and to avoid the presence of unburned fuel on the aggregate.  Any asphalt concrete mixture in which soot or fuel is present shall be wasted and no payment made.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5 percent (by total weight of mix), as determined by ATM T-25.

401-3.10  Mixing.  The aggregate, asphalt cement and additives shall be combined in the mixer in the amounts required by the Job Mix Design.

The materials shall be mixed such that a complete and uniform coating of the aggregate is obtained.  For batch plants, dry aggregate shall be placed in motion immediately prior to the addition of asphalt cement.  Wet mixing time shall be adequate to obtain 98 percent coated particles when tested in accordance with AASHTO T 195.

The temperature of the asphalt concrete mixture at the time of the mixing shall be as determined by the Job Mix Design.

401-3.11  Temporary Storage of Asphalt Concrete Mixture.  Temporary storing or holding of hot asphalt concrete mixture in silo type storage bins will be permitted.

All the asphalt concrete mixture drawn from the silo type storage bins shall conform to all of the requirements for asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Unsuitable asphalt concrete mixture shall be disposed of by the Contractor at no cost to the State.

401-3.12  Spreading and Placing.  The Contractor shall submit a Paving Plan for the Engineer's review a minimum of five working days prior to initiating the paving operation.

The plan shall consist of but not be limited to the following:

1.	Paving schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, weight, and operating speed of rollers.

e.	Location of longitudinal joints and method of constructing transverse joints.

f.	Construction plan for paving intersections and driveways.

The asphalt concrete mixture shall be laid upon a surface approved by the Engineer, spread and struck off and compacted to the required compacted thickness. Asphalt concrete shall be spread and compacted in two layers, each layers having a minimum thickness of 1-1/2 inches.  Temporary pavement shall be placed in one lift.  The final lift shall not be placed until the initial lift throughout continuous segments has been placed and accepted.  Final lift paving shall be continuous, where possible, to keep the number of transverse joints to a minimum.  No temporary pavement markings will be allowed on the final lift pavement.

Asphalt pavers shall be used to distribute the asphalt concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of Subsection 401-3.14, Joints.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable, the asphalt concrete mixture shall be spread, raked and luted by hand tools.  For such areas the asphalt concrete mixture shall be placed to the required compacted thickness.  Asphalt Concrete, Type III used for leveling course may be spread by a grader.

Any asphalt concrete mixture which is contaminated or segregated will be rejected.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor's control, in order to prevent lane edge dropoff.  When the pavement edge dropoff exceeds 2 inches, shoulder material shall be placed against the pavement edge.

When multiple lifts are specified in the contract, the final lift shall not be placed until all lower lifts throughout that segment, as defined by the Paving Plan, has been placed and accepted.  The final lift through a segment shall not be placed until all traffic control operations that conflict with the final configuration through that segment are completed.

401-3.13  Compaction.  Immediately after the asphalt concrete mixture has been spread, struck-off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.

The target value for density will be 94 percent of the maximum specific gravity (MSG) as determined in accordance with AASHTO T 209 for the first sample from each lot of asphalt concrete  mixture as defined in Subsection 401-4.02, Acceptance Sampling and Testing.  Acceptance testing for field density will be determined in accordance with ATM T-18. (Acceptance testing for field density of leveling course will not be done.)

The asphalt concrete mixture, including leveling course, shall have a minimum of 3 complete passes with a pneumatic-tired roller prior to cooling to 175 degrees Fahrenheit.  A pass is defined as once over each point on the pavement surface.

Areas not accessible to the rollers shall be graded with rakes and lutes and compacted with mechanical tampers.  For depressed areas a trench roller may be used to achieve the required compaction.

Any asphalt concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective shall be removed and replaced with fresh hot asphalt concrete mixture, which shall be compacted to conform with the surrounding area.  Any area showing an excess or deficiency of asphalt cement shall be removed and replaced.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

401-3.14  Joints.  Joints shall be constructed to ensure a continuous bond between old and new sections of the course.  All joints shall present the same texture and smoothness as other sections of the course.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Improperly formed joints resulting in surface irregularities shall be removed full depth, replaced with new material, and thoroughly compacted.  Rolling of joints after the material has cooled below 160 degrees Fahrenheit shall not be allowed.  All pavement removal shall be precut to a neat line with a power driven saw.

A thin tack coat of asphalt cement or asphalt emulsion shall be applied on all cold joints and allowed to break prior to placing any fresh asphalt concrete mixture against the joint.  This work shall be completed by the Contractor just prior to paving.

Transverse joints shall be formed by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.

The longitudinal joints in one layer shall offset those in the layer immediately below by at least six inches.  The joints shall be at centerline or lane lines. Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset not more than 6 inches from the edge of the stripe.

401-3.15  Surface Tolerance.  The surface will be tested after final rolling at selected locations using a 10 foot straightedge.  The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.  The asphalt concrete mixture in all defective areas shall be removed and replaced.  All costs associated with removal and replacement of asphalt concrete mixture in the defective areas shall be borne by the Contractor.

401-3.16  Patching Defective Areas.  Any asphalt concrete mixture that becomes contaminated with foreign material or is in any way defective as determined by the Engineer shall be removed.  Skin patching will not be permitted.  Defective materials shall be removed for the full thickness of the course.  The pavement shall be cut so that the sides are perpendicular or parallel to the direction of traffic and so that the edges are vertical.  Edges shall be coated with a thin tack coat of material in accordance with Section 402.  Fresh asphalt concrete mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements.  The asphalt concrete mixture shall be compacted to the density specified.  No payment shall be made for material replacing defective material.  All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01  Method of Measurement.  The asphalt concrete mixture will be measured by the ton or by the square yard in accordance with Section 109.  The tonnage used shall be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement material and anti-stripping additive in the mixture.

The weight of asphalt cement shall be calculated using the percent of asphalt cement for each sublot as determined by ATM T-23 and shall be the basis for acceptance of the lot.

No payment will be made for any asphalt cement in excess of 0.4 percent above the optimum asphalt content specified in the mix design.

Any leftover, waste and diversion will be computed in a manner to be determined by the Engineer.

401-4.02  Acceptance Sampling and Testing.  The quantity of each type of asphalt concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project.  Acceptance sampling and testing shall be performed by the Engineer.  The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 5,000 tons.  If the contract quantity is between 2,500 tons and 8,000 tons, the contract quantity will be considered one lot.  The lot will be divided into sublots of 500 tons.   Each sublot shall be randomly sampled and tested in accordance with this Subsection for asphalt cement content, density and gradation.

If ATM T-18 is used to measure density, one core with a minimum diameter of 6 inches will be taken from each sublot.  If ASTM D 2950 is used to measure density, three random tests will be taken from each sublot.  The average of these three tests will be the value representative of the sublot.

If the project has more than one lot and if less than eight sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the price adjustment computed for the prior lot shall include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

Samples taken for the determination of asphalt cement content will be taken from behind the screed prior to initial compaction.  Asphalt cement content shall be determined by ATM T-23.

Samples taken for the determination of aggregate gradation will be as directed in writing by the Engineer from either:

1.	The same as specified for the determination of asphalt cement content.

2.	From the combined aggregate cold feed conveyor via a diversion chute or from the stopped conveyor belt.

On drum mix plants a diverter device for obtaining aggregate samples shall be located on the conveyor system delivering combined aggregates into the drum.  The diverter device shall divert aggregate from the full width of the conveyor system and shall be maintained to provide a representative sample of aggregate incorporated in the mix.  The plant shall be equipped with a safe and suitable location for obtaining aggregate samples from the diverter device.

3.	Dry batched aggregates.

The Contractor shall cut, within 24 hours of final rolling, full depth samples from the finished mat for density acceptance testing or for establishment of the ASTM D 2950 conversion factor.  The samples shall be neatly cut by a core drill at the randomly selected location designated by the Engineer.  All voids left by sampling shall be backfilled with new asphalt concrete material and compacted within 24 hours of sampling.  If field density is determined in accordance with ASTM D 2950 a minimum of seven, 6-inch diameter cores will be used to establish the conversion factor.

Additional core samples will be required whenever a new Trial Job Mix Design is approved or whenever there is a change in the typical section.  The MSG for each lot will be determined from the first randomly selected sample from the first sublot.

All tests necessary to determine conformance with the requirements specified in Section 401-2.01 will be performed by the Engineer without cost to the Contractor.

Samples will be evaluated for acceptance in accordance with Subsection 401-4.03.

401-4.03  Evaluation of Materials for Acceptance.  The following method of price adjustment will be applied to each type of Asphalt Concrete Pavement for which the contract quantity equals or exceeds 2,500 tons.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis - Standard Deviation (Specification Conformance Analysis) Method using the procedures listed to determine the total estimated percent of the lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in accordance with ATM T-19M (attached in appendix C).  Outlier test results shall not be included in the price adjustment calculations.  If any sieve size on a gradation test is an outlier, then none of the gradation test results on that sample shall be included in the price adjustment.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean (x) and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the specification limits of a material that is acceptable as a process average and receive 100 percent pay.  The contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size specification for gradation shall be 1.00.  The price adjustment is based on the lowest of two pay factors.  The first factor is a composite pay factor for asphalt concrete mixture which includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing non-specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.

A lot containing non-specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with Subsection 105-1.11.  The Contractor may submit a written request for acceptance of the material at a reduced price or approved correction.  Such a request shall include an engineering analysis showing expected effects on performance.  The Engineer will determine whether or not the material may remain in place at the reduced price.

The Engineer can reject material which appears to be defective based on visual inspection.  Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis.  Procedures for computation of composite and density pay factors are as follows:

1.	Eliminate test results found to be outliers by ATM T-19M and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean (x) of the remaining test results:

Where:	Σ 	= summation of

x=Σxn

x 	= individual test value to xn

n 	= total number of test values

x	is rounded to the nearest tenth for density and all sieve sizes except the #200 sieve.  x is rounded to the nearest hundredth for asphalt content and the #200 sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

If the computed sample standard deviation (s) is <0.001, then use s = 0.2 for density and all sieve sizes except the #200 sieve.  Use s =  0.02 for asphalt cement content and the #200 sieve.

s=nΣ(x2)−(Σx)2n(n-1)

Where:	Σx2	 = summation of the squares of individual test values.

Σ(x)2 = square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the #200 sieve.  The sample standard deviation (s) is rounded to the nearest .001 for asphalt content and the #200 sieve.

3.	Compute the upper quality index (QU):

Where:	USL (upper specification limit) = Target Value (TV) plus allowable deviation  (Table 401-2).

QU=USL-xs

Target Value= the single specification value as defined by the Job Mix Design.

QU is rounded to the nearest hundredth.

4.	Compute the lower quality index (QL):

Where:	LSL (lower specification limit) = Target Value minus allowable deviation (Table 401-2).

QL=x-LSLs

QL is rounded to the nearest hundredth.

5.	Determine PU (percent within the upper specification limit which corresponds to a given QU) from Table 401-3.

6.	Determine PL (percent within the lower specification limit which corresponds to a given QL) from Table 401-3.

7.	Determine the Quality Level (the total percent within specification limits) for aggregate gradation and asphalt cement content.

QL = (PL + PU) - 100

Determine Quality Level for density.

QL = PL

8.	Using the Quality Level from step 7, determine the lot Density Pay Factor (DPF) and gradation and asphalt cement content pay factors (PF) from Table 401-4.

9.	Compute the asphalt concrete mixture Composite Pay Factor (CPF) for asphalt content and gradation using the following formula:

CPF=[f3/4} }  \(  { ital PF}  rSub { size 8{ ital 34
                                        )+f1/2} }  \(  { ital PF}  rSub { size 8{ ital 12
                                        )+.......fac(PFac)]Σf

Table 401-5 is used to determine the weight factor (f) for each sieve size and asphalt content.

Table 401-2

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

Measured Characteristic	  LSL  	  USL

3/4 inch	TV-6.0%	TV+6.0%

1/2 inch	TV-6.0%	TV+6.0%

3/8 inch	TV-6.0%	TV+6.0%

No. 4	TV-6.0%	TV+6.0%

No. 8	TV-6.0%	TV+6.0%

No. 16	TV-5.0%	TV+5.0%

No. 30	TV-4.0%	TV+4.0%

No. 50	TV-4.0%	TV+4.0%

No. 100	TV-3.0%	TV+3.0%

No. 200	TV-2.0%	TV+2.0%

Asphalt %	TV-0.40%	TV+0.40%

Density	TV-2.0%

Table 401 - 3

Upper Quality Index (QU) or Lower Quality Index (QL)

PU       				n = 10	n = 12	n = 15

or        				 to	 to	 to

PL	n = 7	n = 8	n =9	n = 11	n = 14	n = 18

100	2.23	2.39	2.53	2.65	2.83	3.03

99	1.89	1.95	2.00	2.04	2.09	2.14

98	1.76	1.81	1.84	1.86	1.91	1.93

97	1.67	1.70	1.72	1.74	1.77	1.79

96	1.59	1.61	1.63	1.65	1.67	1.68

95	1.52	1.54	1.55	1.56	1.58	1.59

94	1.46	1.47	1.48	1.49	1.50	1.51

93	1.40	1.41	1.42	1.43	1.44	1.44

92	1.35	1.36	1.36	1.37	1.37	1.38

91	1.30	1.30	1.31	1.31	1.32	1.32

90	1.25	1.25	1.26	1.26	1.26	1.27

89	1.20	1.21	1.21	1.21	1.21	1.22

88	1.16	1.16	1.16	1.17	1.17	1.17

87	1.12	1.12	1.12	1.12	1.12	1.12

86	1.08	1.08	1.08	1.08	1.08	1.08

85	1.04	1.04	1.04	1.04	1.04	1.04

84	1.00	1.00	1.00	1.00	1.00	1.00

83	0.97	0.96	0.96	0.96	0.96	0.96

82	0.93	0.93	0.93	0.92	0.92	0.92

81	0.90	0.89	0.89	0.89	0.89	0.88

80	0.86	0.86	0.86	0.85	0.85	0.85

79	0.83	0.82	0.82	0.82	0.82	0.81

78	0.80	0.79	0.79	0.79	0.78	0.78

77	0.76	0.76	0.76	0.75	0.75	0.75

76	0.73	0.73	0.72	0.72	0.72	0.71

75	0.70	0.70	0.69	0.69	0.69	0.68

74	0.67	0.66	0.66	0.66	0.66	0.65

73	0.64	0.63	0.63	0.63	0.62	0.62

72	0.61	0.60	0.60	0.60	0.59	0.59

71	0.58	0.57	0.57	0.57	0.57	0.56

70	0.55	0.55	0.54	0.54	0.54	0.53

69	0.52	0.52	0.51	0.51	0.51	0.50

68	0.49	0.49	0.48	0.48	0.48	0.48

67	0.46	0.46	0.46	0.45	0.45	0.45

66	0.44	0.43	0.43	0.43	0.42	0.42

65	0.41	0.40	0.40	0.40	0.40	0.39

64	0.38	0.38	0.37	0.37	0.37	0.37

63	0.35	0.35	0.35	0.34	0.34	0.34

62	0.32	0.32	0.32	0.31	0.31	0.31

61	0.30	0.29	0.29	0.29	0.29	0.29

60	0.27	0.27	0.26	0.26	0.26	0.26

59	0.24	0.24	0.24	0.24	0.23	0.23

58	0.21	0.21	0.21	0.21	0.21	0.21

57	0.19	0.19	0.18	0.18	0.18	0.18

56	0.16	0.16	0.16	0.16	0.16	0.15

55	0.13	0.13	0.13	0.13	0.13	0.13

54	0.11	0.11	0.10	0.10	0.10	0.10

53	0.08	0.08	0.08	0.08	0.08	0.08

52	0.05	0.05	0.05	0.05	0.05	0.05

51	0.03	0.03	0.03	0.03	0.03	0.03

50	0.00	0.00	0.00	0.00	0.00	0.00

NOTE:	For negative values of QU or QL, PU or PL is equal to 100 minus the table value for PU or PL. If the value of QU or QL does not correspond exactly to a figure in the table, use the next higher figure.

Table 401-4 - Pay Factors

Required Quality Level (QL) for a Given Sample Size (n)

and a Given Pay Factor

n = 12	n = 15

Pay				n = 10	n = 13	  to

Factor	n = 7	n = 8	n = 9	n = 11	n = 14	n = 18

1.05	100	100	100	100	100	100

1.04	93	93	94	94	95	95

1.03	89	90	91	91	92	93

1.02	86	87	88	88	89	90

1.01	84	85	85	86	87	88

1.00	81	82	83	84	85	86

0.99	79	80	81	82	83	85

0.98	77	78	79	80	81	83

0.97	75	77	78	78	80	81

0.96	73	75	76	77	78	80

0.95	72	73	74	75	77	78

0.94	70	72	73	74	75	77

0.93	69	70	71	72	74	75

0.92	67	69	70	71	72	74

0.91	66	67	68	69	71	73

0.90	64	66	67	68	70	71

0.89	63	64	66	67	68	70

0.88	62	63	64	65	67	69

0.87	60	62	63	64	66	67

0.86	59	60	62	63	64	66

0.85	58	59	60	61	63	65

0.84	56	58	59	60	62	64

0.83	55	57	58	59	61	63

0.82	54	55	57	58	60	61

0.81	53	54	56	57	58	60

0.80	52	53	54	55	57	59

0.79	50	52	53	54	56	58

0.78	49	51	52	53	55	57

0.77	48	50	51	52	54	56

0.76	47	48	50	51	53	55

0.75	46	47	49	50	51	53

0.00	45	46	48	49	50	52

NOTE:	To obtain a given factor, the computed Quality Level shall equal or exceed the value in the table.

Table 401-5

WEIGHT FACTORS

Gradation			  Factor "f"

3/4 inch 				 3

1/2 inch 				 3

3/8 inch 				 3

No. 4					 6

No. 8					 9

No. 16				 4

No. 30				 4

No. 50				 4

No. 100				 4

No. 200				20

Asphalt %				40

401-5.01  Basis of Payment.  The accepted quantity will be paid for at the contract unit price for the pay item listed below, complete in place.

Anti-stripping additives will be paid on a contingent sum basis at a rate of $3.75 per 0.25 percent additive per ton of asphalt cement.

The Asphalt Price Adjustment shall be the sum of the price adjustments for each lot and the fees accrued for subsequent Trial Job Mix Design evaluations as outlined in Subsection 401-2.01.  The price adjustment will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.  The price adjustment for each individual lot shall be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (tons in lot) x (PAB)

PAB = Price Adjustment Base = $34/TON

* Composite Pay Factor (CPF) or Density Pay Factor (DPF) whichever is the lower value.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1)	Asphalt Concrete, Type ___	Ton

401(2)	Asphalt Cement ___	Ton

401(4)	Anti-Stripping Additive	Cont. Sum

401(5)	Asphalt Price Adjustment	Cont. Sum

401(6)	Temporary Pavement	Ton

Separate payment will not be made for asphalt cement or anti-stripping additive for Item 401(6), Temporary Pavement, nor will price adjustments apply to temporary pavement.  Removal of temporary pavement will be paid under Item 202(2), Removal of Pavement.

All work necessary to provide for temporary driveways will be subsidiary to temporary pavement.

SECTION 402

TACK COAT

Special Provisions

402-3.04  Dilution of Asphalt Material.  Add the following to the first paragraph:  Emulsified Asphalt as manufactured is approximately 60 percent oil and 40 percent water.  This mixture shall be diluted with an equal amount of water by weight or volume.  The determination of this ratio shall be accomplished by weighing the distributor prior to adding water, by sticking the tank, or other means acceptable to the Engineer.

402-3.05  Application of Asphalt Material.  Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.05 to 0.15 gallons".

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-3.01  Proportioning.  Revise this subsection as follows:  In Table 501-1, Class of Concrete, under the category Coarse Aggregate Gradation AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S, W, and A-A concrete.

501-3.02  Batching.  Add the following to item No. 5, Batching:  The Contractor shall furnish the Engineer with a list of all ingredients, their individual weights, the moisture content of the various aggregates and the individual truck water meter reading when batched, for each truck load or batch of concrete supplied.

501-3.06  Placing Concrete.  Delete the last sentence under Item 2., Pumping Concrete, and substitute the following:   Concrete samples for testing will be taken at the discharge end of the pipe.  The Contractor shall provide the necessary sample of concrete at the direction of the Engineer.

SECTION 503

REINFORCING STEEL

Standard Modifications

503-3.05  Splicing.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)M17

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-1.01  Description.  Add the following:  This work shall also include Riprap, Type II to be used at the detention basin as shown on the plans.

603-2.01  Materials.  Add the following to the list of materials:

Corrugated Polyethylene Pipe            706-2.07

(5/7/91)

In the second paragraph, add "Corrugated Polyethylene Pipe (24 inch maximum diameter)" to the list of options allowed under Item 603(17).  (5/7/91)

Add the following to the last paragraph:  Heights of cover for corrugated polyethylene pipe shall be the same as for aluminum culvert pipe.  (5/7/91)

Add the following:  Bituminous Coated Corrugated Steel Pipe shall be AASHTO M190, Type D, fully paved.  Steel or aluminum pipe having a Manning's n value of 0.022 or less may be substituted.

Culvert marker posts shall meet the requirements of subsection 730-2.05, Delineator Posts for Item 2., Flexible Posts.  The color shall be blue with no other markings.  The 3-3/4 inch by 72-inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9-inches.

603-3.04  Joining Pipe.  Add the following paragraph:  Polyethylene pipe couplings shall be corrugated to match the pipe corrugations and their width shall not be less than one half the nominal pipe diameter.  (5/7/91)

603-3.06  Culvert Marker Posts.  Add the following subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30-inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or at the locations as directed by the Engineer.  42-inches of post shall remain above the ground after driving.

603-4.01  Method of Measurement.  Add the following:  Culvert marker posts will not be measured for payment.

Riprap to be used at the detention basin will not be measured for payment.

603-5.01  Basis of Payment.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to the pipe item.

Riprap to be used at the detention basin will not be paid for separately, but will be subsidiary to Item 603(17-36), 36-inch Pipe.

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01  Description.  Add the following:  This work shall also consist of construction of petroleum separators at the locations and in accordance with the plans.

604-2.01  Materials.  Add the following:  Access doors for petroleum separators shall be torsion spring assisted, hot dipped galvanized, capable of supporting traffic with a design loading of HS-20.  The doors shall be equipped with a recessed lift handle and penthead locking bolt.  The surface of the door shall have a diamond plate texture.

For petroleum separators, all conduits, fittings, and straps shall be galvanized.

604-3.01  Construction Requirements.  Add the following:  Those manholes which by design must fall within the paved roadway surface shall be aligned such that the casting will not be in the wheel tracks of any driving lane, or the flow line of the gutter pan.

Standard drainage structure steps shall be cast during structure pour or installed before concrete hardens.

Where the plans indicate the top of manhole elevations, the Contractor shall field verify the exact elevations.  Rotating and adjusting manholes to the required location and grade shall be incidental to the cost of installing manholes.

Each precast concrete barrel section, precast concrete eccentric cone section, concrete adjusting ring, and manhole frame or petroleum separator set or installed shall be sealed by use of a premolded plastic gasket pipe joint sealer manufactured in accordance with Federal Specifications SS-S-210A or AASHTO M-198.  Use and installation of premolded plastic gaskets for manhole or petroleum separator construction shall be strictly in accordance with the manufacturer's printed instructions.  Gaskets shall be trimmed flush with the inside of the manhole.

Petroleum separators shall be provided with poured-in-place bases and keyed construction joints in non-continuous pours.  Separator units may be precast or cast-in-place at the Contractor's option.  If units are precast, lifting hooks and engineered lifting calculations shall be provided.  Formwork shall be removeable through the manhole, as required.

604-4.01   Method of Measurement.  Add the following:  Frames, grates and lids will not be measured for payment.

Petroleum separators will be measured as complete units in place.  This will include all excavation, backfill, concrete, reinforcing steel, gaskets, access doors, insulation if required, steps, safety grating and other miscellaneous items that may be needed to complete the work.

604-5.01  Basis of Payment.  Add the following: Frames, grates and lids are subsidiary to the drainage structure.

Delete Pay Item 604(1), Storm Sewer Manhole and add the following pay items:

Pay Item No.	Pay Item	Pay Unit

604(1)	Storm Drain Manhole, Type ___	Each

604(17)	Petroleum Separator	Each

SECTION 608

SIDEWALKS

Special Provisions

608-1.01  Description.  Add the following:  This work shall also consist of constructing asphalt pathways and medians at the locations shown on the plans.

608-2.01  Materials.  Add the following:  AC-5 asphalt cement shall be used for the asphalt concrete pavement mix for asphalt pathways and medians, and shall conform to the requirements of Subsection 702-2.01, Asphalt Cements.  Aggregate shall meet the gradation requirements of Subsection 703-2.04, Aggregate for Plant Mix Asphalt Pavement, for Asphalt Concrete Type II.  In addition, the asphalt concrete shall conform to the following:

Marshall Stability, pounds, minimum	1000 lbs

Voids, Total Mix, percent	3-5 %

Compaction Blows per Side	50

608-3.03  Asphalt Pathways and Medians.  Add the following subsection:  Asphalt pathways and medians shall be constructed in accordance with subsection 608-3.02, Asphalt Sidewalks.

608-4.01  Method of Measurement.  Add the following:  Asphalt pathways and medians will be measured by the ton in accordance with Section 109, Measurement and Payment.  Asphalt cement will not be measured for payment.

608-5.01  Basis of Payment.  Add the following: Asphalt cement will not be paid for directly but will be subsidiary to Item 608(8), Asphalt Pathways and Medians.

Excavation and bed Course materials, as detailed on the plans, will be furnished, placed and paid under their respective bid items.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

608(8)	Asphalt Pathways and Medians	Ton

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01 Description.  Add the following.  Item 615(17), Fluorescent Signs, shall consist of furnishing and installing two sign assemblies, conduits, conductors, junction boxes, and all other materials required to make them operational.  All work shall be completed in accordance with the details shown in the plans, these special provisions, and all applicable provisions of Section 615, Standard Signs, and Section 660, Signals and Lighting.

Each sign assembly consists of two fluorescent light fixtures which are attached end to end, two sign supports with foundations, a circuit breaker load center, and special conduits and conductors.

The Contractor shall coil 100 feet of each cable serving the sign assemblies, and leave them in the type 2 junction box near the scale house.  The State of Alaska's Division of Weights and Measures will install a control switch inside the scale house and route these spare cables to it.

615-2.01  Materials.  Add the following to the end of the first sentence of the fifth paragraph, "and the Alaska Traffic Manual."

Delete paragraphs 7 and 8 and substitute the following:  Sign posts and bases shall be of the types specified.  Structural aspects of design and materials for sign supports shall comply with the AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals.

Concrete for steel-reinforced slip base and breakaway base foundations shall be Class A, conforming to the requirements of Section 501, Structural Concrete.  Concrete for other sign foundations shall be either Class A or Class W.

(5/7/91)

Add the following.  The fluorescent light fixtures shall be provided with two acrylic lenses.  The inner lens shall be clear with a black background which provides the legend via cutout letters.  The legend shall read OPEN in one fixture, and CLOSED in the other.  The outer lens of the fixture reading OPEN shall be dark red, matching Romen Haas color #2423, or approved equal.  The outer lens of the fixture reading CLOSED shall be dark green, matching Romen Haas color #2092, or approved equal.

The fluorescent lamps furnished shall be the high output type rated for 800 milliamp operation, and provide cool white light.  The lamps in the fixture that reads OPEN shall be 48 inches long, and those in the fixture that reads CLOSED shall be 72 inches long.  Lamp life shall be rated for 12,000 hours based on 3 hours per start.

The lampholders shall be self sealing and self aligning.  The lampholder and contacts shall each be provided with stainless steel compression springs, which provide a constant, even pressure seal between the lamp and lampholder.  The electrical contacts shall be silver plated.

The ballasts shall be rated for 120 volt operation and for use with 2 high output lamps.  They shall also have a high power factor, and provide reliable starting to -20 degrees Fahrenheit.

The electrical conduit installed near the slip base of the supporting posts shall be aluminum, and be grooved to make it frangible.  This conduit shall be a Crouse Hinds part 10037-108 or an approved equal.  All other conduits shall be hot dip galvanized rigid steel conduits.

The plugs and receptacles shall be a model SEC 1791-SP, or an approved equal.

615-3.01  Construction Requirements.  Add the following to the fifth paragraph:  The Contractor shall furnish and install foundations and new sign posts for the signs designated on the plans to be relocated.  The number, size, and type of posts shall be as indicated on the plans.

Add the following to the sixth paragraph:  The Contractor shall remove and deliver all existing signs not being reused to the State Maintenance Yard at Soldotna.  The existing sign foundations shall either be removed in their entirety, or they may be abandoned in place.  If they are abandoned, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than one foot below roadway subgrade, sidewalk, or unimproved ground, whichever applies.

Add the following:  Three watertight, single pin plugs and receptacles shall be furnished and installed in the frangible aluminum conduit located at the base of the sign post.  The 3 conductors of the #8 AWG cable feeding the sign assembly shall terminate in the line side plugs, and three #12 AWG XHHW insulated conductors shall be installed between the load side receptacles and the load center.

The line side plugs shall rest on a slotted disc, which sits on the end of the conduit in the coupling cast into the top of the foundation.  See the plans for details for making these discs.

The Contractor shall complete the tests specified in Subsection 660-2.13, Field Tests.  The functional test shall be completed using a generator, if necessary, and consist of not less than sixteen hours of continuous sign operation:  consisting of eight hours each of both signs reading OPEN and CLOSED.

615-3.02  Sign Placement and Installation:  Add the following:  Existing signs shall not be removed without authorization from the Engineer.  They shall be kept in service until either the new signs have been installed, or they are no longer needed.  As the work progreses, if their locations do not conform to Standard Drawing S-05, they shall be reinstalled at locations approved by the Engineer.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign.  Installation dates shall be written in the format of month/day/year, using black grease pencil, with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installation.  (2/14/92)

615-4.01  Method of Measurement.  Delete the third paragraph and substitute the following:  Removal and relocation of existing signs will be measured per each sign assembly completed and accepted in final position, regardless of the number of posts or panels that may make up the assembly.

Add the following.  Item 615(17), Fluorescent Signs, is a lump sum item, and no measurement of quantities will be made.

615-5.01   Basis of Payment.  Add the following: Payment for removal of existing sign post foundations, or work required to abandon them in place, shall be included in Item 615(7), Salvage Signs.

Payment for keeping existing signs in service until they are not longer needed, or temporarily relocating existing signs, will not be paid for directly, but will be subsidiary to Item 615(1), Standard Signs.

The lump sum price bid for Item 615(17), Fluorescent Signs, shall include full compensation for furnishing all labor, materials, tools, equipment, and incidentals needed to complete the work involved in furnishing, installing, and making operational the fluorescent sign assemblies shown on the plans and described in these special provisions.  It shall also include full compensation for all necessary excavation and backfill, foundations, restoration of all improvements damaged or destroyed while completing the work, and for making all required tests.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

615(17)	Fluorescent Signs	Lump Sum

SECTION 618

SEEDING

Special Provisions

618-1.01   Description.  Delete this subsection and add the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, and fertilizer.  Topsoil shall be placed on slopes as designated on the plans or directed by the Engineer.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01  Materials.  Add the following to the list of material specifications:

Mulch                         Subsection 727-2.01

618-3.01  Soil Preparation.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be topsoiled and seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be completed as soon as topsoil is placed on the slopes.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is on wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not traverse the wetlands.  The performance of this work is incidental to seeding and will not be paid for directly.

618-3.03  Application Method. In the first sentence of subparagraph 6. under numbered 1., Hydraulic Method, delete the following:  "Item 619(1),".

Add the following:  Seed, mulch and fertilizer shall be applied as shown in the following table per 1,000 square feet.  If the hydraulic method for seed and mulch is used, it shall be made in one application.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  All fertilizer shall be applied by the hydraulic method.

Application

Item              Ingredients             Rate Lbs/MSF

Seed Mix       Red Fescue (Arctared)          	0.40 lb.

Kentucky Bluegrass (Nugget)    	0.30 lb.

Annual Ryegrass (Lolium)       	0.30 lb.

Mulch                                         	35.0 lbs.

Fertilizer     20-20-10                       15.0 lbs.

The Contractor shall not remove the required tags from the seed bags.

618-3.04  Maintenance of Seeded Areas.  Add the following:  A reapplication of fertilizer shall be applied with water between May 1 and September 15 of the year following seeding at a rate of one-half the initial application.

618-4.01  Method of Measurement.  Delete the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (Dry Measure) accepted in place.  The amount of mulch and fertilizer used in this work, including any required reseeding, will be subsidiary to seeding and will not be measured separately for payment.

Delete the last paragraph.

618-5.01  Basis of Payment.  Add the following:  Fertilizer and mulch as described above, will not be paid directly, but will be subsidiary to Item 618(2), Seeding.

The work described under subsection 618-3.01 Soil Preparation will not be paid for directly but will be subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to seeding.

SECTION 620

TOPSOIL

Special Provisions

620-2.01  Materials.  Add the following:   Prior to seeding, the topsoil shall be tested for pH.  If the pH is less than 6.0, limestone shall be added in accordance with Table 626-1, Limestone Requirements.

SECTION 630

GEOTEXTILE FOR EMBANKMENT SEPARATION

AND REINFORCEMENT

Special Provisions

Delete this Section in its entirety and substitute the following:

630-1.01  Description.  Prepare surfaces and furnish and place geotextiles for embankment separation as shown on the plans or as directed.

630-2.01  Materials.  Geotextile material and thread used in joining geotextiles by sewing shall conform to Subsection 729-2.01, Embankment Separation and Reinforcement.

630-3.01  Construction.

1.	Surface Preparation.  Prepare surface by removal of stumps, boulders and other sharp objects, and dewatering any areas as necessary.  Fill holes and large ruts with material as shown on the plans or as approved.  Material used to fill ruts and holes will be paid for at the unit price for the class of material used.  Removal of stumps, boulders, sharp objects and dewatering, if necessary, will be considered subsidiary to this item.

2.	Fabric Laying.  Unroll fabric (geotextile) directly onto the prepared surface.  Stretch fabric to remove any creases or wrinkles.  Keep fabric taut during placement and spreading of cover material. Lay fabric parallel to the direction of the material spread.  When laid on horizontal curves, it shall be placed in segment lengths not exceeding those listed in Table 630-1, with butt ends cut to match and sewn or overlapped.  When laid on tangents, the fabric shall be straightened and butt ends sewn or overlapped.

TABLE 630-1

GEOTEXTILE PLACEMENT ON CURVES

| Degree of Curve | Maximum Segment Length (feet) |
| --- | --- |
| 1 | 125 |
| 2 | 90 |
| 3 | 75 |
| 4 | 65 |
| 5 | 55 |
| 6 | 50 |

3.	Fabric Joining.  Join fabric by sewing or overlapping.  Bonding or other attachment methods may be used, subject to the approval of the Engineer.  If sewn, all seams shall be sewn by butterfly or J-seams and develop a minimum of 85 percent of the specified geotextile strength.  Seams shall be sewn with a double-thread chain-lock stitch.  The seam shall be 1-1/2 inches (+1/4 inch) from the outside edge of the fabric.  If seams are to be overlapped, adjacent sections of fabric shall be overlapped a minimum of three feet unless otherwise shown on the plans.

4.	Material Placing and Spreading.  During placing and spreading, a minimum depth of 1 foot shall be maintained at all times between the fabric and the wheels or tracks of the construction equipment.  Spread the material in the direction of the fabric overlap.  Maintain a proper overlap and fabric continuity.  If sewn or bonded seams are used, place the cover material and spread in only one direction for the entire length of the geotextile.  On weak subgrades, spread the cover material simultaneously with dumping to minimize the potential of a localized subgrade failure.

Construction equipment shall not make sudden stops, starts, or turns on the cover material.  Use a smooth drum roller to achieve the specified density.

5.	Geotextile Repair.  If fabric should be torn for any reason, the cover material shall be cleaned from the torn area and it shall be repaired by

overlaying with a minimum three foot overlap around the edges of the torn area.  The patch shall remain in place when material is placed over the affected area.

6.	Shipping and Handling.  Protect fabric from direct sunlight, ultraviolet rays, temperatures greater than 140 degrees F, moisture, and contamination from mud, dirt, dust, and debris.  Label or tag each roll to provide product identification.  Geotextiles will be rejected if at the time cover material is placed they have been removed from protective wrapping for more than five days, or if they have detrimental defects or damage which  cannot be repaired in the field.

630-4.01  Method of Measurement.  Geotextile will be measured in final position by the square yard, determined by multiplying plan neat line width by the measured length parallel to installation centerline along the ground surface, for installations acceptably completed.  No allowance will be made for overlap, whether at joints or patches.  No payment will be made for geotextile placed beyond the limits shown on the plans unless placed at the prior, written direction of the Engineer.

630-5.01  Basis of Payment.  Payment will be made at the contract unit price per square yard.  This price shall be full compensation for furnishing all materials, surface preparation, delivering and laying the fabric and for all labor, equipment, tools and incidentals necessary to complete this item.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

630(1)	Geotextile, Separation	Square Yard

SECTION 639

DRIVEWAYS

Special Provisions

639-1.01  Description.  Add the following:  This work includes the construction of public approaches at locations shown on the plans.

639-2.01  Method of Measurement.  Add the following:  Public approaches will be measured per each constructed as shown on the plans, or as directed.

639-3.01  Basis of Payment.  Add the following:  Payment for public approaches will be full compensation for furnishing all equipment and labor necessary to complete the work as indicated.  Materials required to construct driveways will be paid for separately under the respective items listed in the bid schedule.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

639(3)	Public Approaches	Each

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  Method of Measurement.  Delete item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  Description.  This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.

641-1.02  Submittals.  At the preconstruction conference, the Contractor shall submit for acceptance a plan for accomplishment of temporary and permanent erosion and pollution control measures throughout the life of the contract.  This plan shall, as a minimum, include the following:

1.	Notice of Intent (NOI) to utilize the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska.

2.	Stormwater Pollution Prevention Plan (SPPP).

3.	Hazardous Material Control Plan (HMCP).

The NOI and SPPP shall be prepared in accordance with the requirements of 40 CFR 122.28 and the Department's Contractor Guidance for Preparing and Executing Storm Water Pollution Preventions Plans (Storm Water Manual).  The Contractor is the "Operator, Discharger, and Permittee" and the Department is the "Owner".  The Storm Water Manual may be purchased for $20 by mailing, phoning or faxing your request to the following:

Storm Water Manual

Alaska DOT&PF/EOS

3132 Channel Drive, Room 200

Juneau, Alaska  99801

Phone: (907) 465-2985   FAX: (907) 465-2460

For this project, a copy will be available for review during bidding in the Plans Room.

The HMCP is the Contractor's plan for the containment, cleanup, and disposal of waste material, as well as petroleum products or other hazardous substances generated by construction equipment or activities.  A list of quantities and types of equipment and materials available on site to be used for hazardous substance containment and cleanup shall be included.

641-1.03  Review and Approval.  The Engineer will review the NOI, SPPP, and HMCP for completeness, accuracy, and consistency and will direct any necessary changes.

Upon acceptance of the NOI and the SPPP, the Engineer will mail the NOI to the U.S. Environmental Protection Agency via Certified Mail, and will send a copy to the Alaska Department of Environmental Conservation Stormwater Coordinator.  Earth disturbing work shall not begin until 48 hours after the NOI has been postmarked.

641-2.01 Construction Requirements.  The Contractor shall comply with all requirements of the NPDES General Permit for Alaska.  The Contractor shall provide the Engineer with a copy of all inspection reports required by the Permit within three days of the inspection date.  Compliance with the NPDES General Permit for Alaska does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate.

The Engineer will limit the surface area of erodible earth material exposed by clearing and grubbing, excavation, borrow and fill operations and direct the Contractor to provide immediate erosion and pollution control measures to prevent contamination of adjacent streams, lakes, ponds or other areas of water impoundment.  As necessary such work may involve the construction of temporary berms, dikes, dams, sediment basins, slope drains, and use of temporary mulches, seeding or other control devices or methods as necessary to control erosion.  Temporary pollution control measures shall be used to correct conditions that develop during construction that were not foreseen during the design stage, that are needed prior to installation of permanent pollution control features, but are not associated with permanent control features on the project.

Cut slopes shall be seeded and mulched as the excavation proceeds to the extent considered desirable and practicable.

In areas where erosion is likely to be a problem, clearing and grubbing operations shall be followed immediately by grading operations and permanent erosion control features.  When this is not practicable, temporary erosion control measures may be required between successive construction stages.

The Engineer will limit the area of excavation, borrow and embankment operations in progress commensurate with the Contractor's capability and progress in keeping the finish grading, mulching, seeding and other such permanent pollution control measures current in accordance with the accepted schedule.  Should seasonal limitations make such coordination unrealistic, temporary erosion control measures shall be taken immediately to the extent feasible and justified.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

641-3.01  Method of Measurement.  The method of measurement will be as specified in the order authorizing the work.

641-4.01  Basis of Payment.  Payment for work required for stormwater pollution control and control of hazardous materials (not attributed to the Contractor's negligence, carelessness or failure to install permanent control) will be paid for as specified in the order authorizing the work.

In the event erosion and pollution control measures are required due to the Contractor's negligence, carelessness or failure to comply with the requirements of the SPPP or HMCP, such work shall be performed at the Contractor's own expense.  In the event outside assistance is required or the Department's own forces are used to provide the necessary corrective measures, such incurred costs, plus project engineering costs, will be deducted from monies due the Contractor.

Failure to comply with the requirements of the NPDES General Permit for Alaska within 24 hours notice by the Engineer will result in withholding an amount equal to five percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the Permit.

No separate payment will be made for preparing, amending, inspecting, monitoring, reporting and record keeping as required by the NPDES General Permit for Alaska, or for preparing a Hazardous Material Control Plan.  These items will be a subsidiary obligation under the Contract.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution	Contingent Sum

Control

(9/23/92)R59F

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Specifications in Appendix E.

642-3.01  Construction Requirements.  Add the following:

12.	The Contractor's survey crews shall comply with approved traffic control plans.  Crews shall coordinate their activities with the project's Worksite Traffic Supervisor.

642-4.01  Method of Measurement.  Add the following:  Pay Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed.

642-5.01  Basis of Payment.  Add the following:  If additional work as stated above is performed by a two person survey party, hours paid for under Item 642(2) Three Person Survey Party will be 75 percent of the hours worked.  If additional work as stated above is performed by only one person, hours paid for under Item 642(2) Three Person Survey Party will be 32 percent of the hours worked.  (10/1/91)

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  Traffic Control Plan.  Add the following to the third paragraph:  All TCP's submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

643-1.03  Worksite Traffic Supervisor.  Delete the second sentence of the first paragraph and substitute the following:  The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATTSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Lines Specialist by the International Municipal Signal Association (IMSA), or,

3.	Be currently certified as a Worksite Traffic Technician by ATTSA, or,

4.	Have successfully passed the Design and Operation of Work Zone Traffic course sponsored by the Federal Highway Administration (FHWA).

If the individual is certified under Items 2, 3 or 4 above, the Contractor shall submit documentation that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work.  The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system.  Having persons that actually perform the labor under one's control would satisfy this requirement.

643-1.04 Construction Phasing Plan.  Revise the first sentence to read as follows:  A Construction Phasing Plan shall be submitted at least five working days prior to the preconstruction conference for approval by the Engineer and shall consist of the following:  (5/7/91)

643-2.01  Materials.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8-feet.

Delete numbered paragraph 8. in its entirety and substitute the following:

8.	Work Zone Pavement Markings.  Work zone pavement markings shall be either paint conforming to Subsection 708-2.03 with glass beads conforming to Subsection 712-2.08, preformed marking tape (removable or non-removable) conforming to Subsection 712-2.14, or temporary raised pavement markers conforming to Subsection 712-2.15 or 712-2.16, as appropriate.  The markings shall be applied in accordance with Section 670, Traffic Markings, and the manufacturer's recommendations.

(5/7/91)

643-3.02  Roadway Characteristics During Construction.  Add the following to the first paragraph:  The maximum spacing between channelizing devices in a taper should be approximately equal in feet to the speed limit.

643-3.03  Public Notice.  Add the following to the list which follows the first paragraph:

Anchorage Chamber of Commerce

Alaska Visitors Association

Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  The advertisements shall be published in the following newspapers:

a.	Anchorage Daily News,

b.	Peninsula Clarion,

c.	Homer News, and,

d.	Kenai Peninsula Soldotna Sun

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a 24-hour "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.

Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order will not be required to initiate newspaper advertisements.

643-3.04  Traffic Control Devices.  Under Item 1., Embankments, change the reference from "Annual Average Daily Traffic (AADT)" to read "Average Daily Traffic (ADT)".

Delete the first paragraph under Item 1. Embankments, and substitute the following:  For roadways with a current Average Daily Traffic (ADT) greater than 4000 a portable concrete barrier shall be installed when either an excavation or a fill area with a slope steeper than 3:1 will exist within a specified distance from the edge of traveled way for more than 12 consecutive hours.  The distance is specified in Subsection 643-3.08, Construction Sequencing.  The portable concrete barrier shall have a minimum clearance of two feet from the work area to provide for deflection.

Add the following to Item 1., Embankments:  Barrier reflectors shall be mounted on the face of barrier adjacent to traffic on 50-foot centers and shall be a minimum height of 18 inches above the surface of the roadway.

Delete numbered paragraph 4., Work Zone Pavement Markings in its entirety.

Under Item 5., Flagging, add the following after the first sentence of the first paragraph:  Each flagger shall be illuminated from the front to a level of light intensity not less than one foot candle during hours of darkness.

Under Item 5., Flagging, add the following:  Flaggers shall wear reflective clothing with markings on arms, legs and head.

643-3.07  Maintenance of Traffic During Suspension of Work.  Delete the first sentence and substitute the following:  The Contractor shall submit a Winter Shutdown Plan showing roadway configuration and TCP's to be in place during seasonal suspension of work.  This plan shall be submitted for review one month prior to seasonal suspension of work or no later than September 30.  In addition, the Contractor shall schedule a preliminary meeting with the Engineer and Maintenance and Operations approximately one month prior to seasonal suspension of work.  This meeting shall be to outline the work he expects to complete before shutdown, the condition the roadway is to be in, and review the Winter Shutdown Plan.

643-3.08  Construction Sequencing.  Delete this subsection in its entirety and substitute the following:  Throughout the duration of the project, the detour roadway configuration shown on the plans shall be maintained, (i.e. the number of lanes and shoulders, their respective widths, and a 1-1/2 inch paved surface minimum) except for restrictions to traffic addressed through approved Traffic Control Plans.  Traffic movement delay or restrictions to traffic such as flagging operations, a one lane road operation will not be allowed during the times listed below:

1.	Friday from 1:30 PM to Sunday at 10:00 P.M.

2.	Around any holiday as described below:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above  stipulations apply from 1:30 PM on the Friday before the holiday to 10:00 PM on the day of the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply  from 1:30 PM on the Tuesday before the holiday to 10:00 PM on the  day of the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above  stipulations apply from 1:30 PM on the day before the holiday to  10:00 PM on the Sunday after the holiday.

One lane paved road operations, as required, may be used for short duration construction between the hours of 9:00 PM and 5:00 AM except during the times restricted above.

The Contractor may maintain traffic on a gravel surface during construction for sidestreets and driveways; however, if they are currently paved, they shall be paved prior to winter shutdown.

Local traffic may be routed on the existing roadway or temporary accesses until access to the new roadway can be made at grade as approved by the Engineer.  Approved local temporary access roads shall not be used as a roadway for through traffic on the Sterling Highway.

All temporary roadway placed outside the permanent roadway typical section shall be removed when no longer required for traffic control.

Access to the weigh station from Sta. 556+50 Lt to 567+25 Lt shall be maintained at all times.

The horizontal and vertical alignment used for temporary two-way traffic detours shall be designed for the following design speeds:

B.O.P. to Sta 590+00           55 mph

Sta 590+00 to 690+00           35 mph

Sta 690+00 to E.O.P.           55 mph

A portable concrete barrier will be required if an excavation or fill area, as described in Subsection 643-3.04(1), exists within the following distances from the edge of the traveled way:

B.O.P. to Sta 590+00           28 feet

Sta 590+00 to 690+00           16 feet

Sta 690+00 to E.O.P.           28 feet

643-3.09  Temporary Pavement Markings.  Add the following subsection:  Permanent or Temporary Pavement Markings in accordance with this subsection, approved traffic control plans, and Parts III and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved roadways and detours, interim paving lifts, and roadways with seal coats and surface treatments are opened to traffic for longer than one continuous work shift.  This work may include restriping of the existing roadway prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with subsection 670-3.04, Paint Removal.  Construction shall be staged so that no traffic is routed over conflicting markings.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan, or as directed by the Engineer.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required.  There will be no compensation to upgrade Temporary Pavement Markings for short term operations to those required for long term operations.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Temporary Pavement Markings on the final pavement surface.  They shall be completely removed and disposed of in conjunction with the placement of the final markings.  The complete removal shall include any residual adhesive that might misguide motorists.  Final pavement markings on finished pavement surfaces and long term pavement markings on other asphalt surfaces shall be in place before work is suspended for the winter.

Temporary Pavement Markings may not be required for construction activities that will be completed within one continuous work shift if the roadway is adequately delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.  The Engineer shall determine the need for the Temporary Pavement Markings for these conditions.

1.	Long Term Operations.  Temporary Pavement Markings which will be in place for more than 2 weeks shall consist of full markings as if a permanent condition exists.

2.	Short Term Operations.  Temporary Pavement Markings which will be in place for less than 2 weeks shall be in accordance with Parts III and VI of the Alaska Traffic Manual with the following exceptions:

a.  Passing Zones.  Broken line pavement markings shall conform to Tables 643-1 or 643-2.  This  applies to both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

TABLE 643-1*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 4 feet | 2 feet | 36 feet | 18 feet |
| Temporary Raised Pavement Markings | 3 units 3 feet on center | 2 units 2 feet on center | 34 feet | 18 feet |

TABLE 643-2*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 2 feet | 1 foot | 38 feet | 19 feet |
| Temporary Raised Pavement Markings | 1 unit 40 feet on center | 1 unit 20 feet on center | ____ | ____ |

* No passing markings and signing required per 643-3.09.2.b.

** Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

b.  No Passing Zones.  No passing zones, as detailed in Section 3B-3 to 3B-5 of the Alaska Traffic Manual, shall be identified as follows:

Sections of asphalt concrete pavement roadways with an ADT of 2000 vehicles per day or greater, shall have broken centerline markings conforming to Table 643-1, and no-passing markings consisting of a continuous 4-inch strip of removable preformed marking tape or temporary raised pavement markers placed on 5-foot centers in the no passing direction.  If a no passing condition exists for both directions of traffic, both directions shall be marked with the two 4-inch stripes of removable preformed marking tape separated by approximately 3 inches, or two temporary raised pavement markers placed approximately 3 inches apart on 5 foot centers and the broken centerline markings are not required.

Sections of asphalt concrete pavement roadways with an Average Daily Traffic (ADT) of less than 2000 vehicles per day, and seal coat and surface treatment pavements shall be marked with temporary pavement markings conforming to Table 643-2 and shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs.  The signs shall be supplemented with two 18-inch by 18-inch, minimum size, fluorescent red-orange flags mounted above the signs.  The signs shall be mounted so that the bottom of the sign is at least 5 feet above the adjacent roadway.

c.  Other Markings.  It will not be necessary to install arrows, legend, stop lines, crosswalks, or right edge line markings.  Railroad crossing markings are required for areas that have sight restrictions or high accident experience.  Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps.  All other types of markings are required.  These include channelizing lines and gore area outlines.

d.  Short Term Markings on Seal Coats and Surface Treatments.  Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for short-term markings on seal coat and surface treatment pavements.  The markers shall be installed prior to the application of the asphalt surface material and cover coat.

On multicourse surface treatments the temporary raised pavement markers shall be installed following the full width application of the first layer of cover coat.  The markers shall be installed on each day's completed surface before the pilot car operations are removed and unescorted traffic is allowed on the surface treatment in accordance with Table 643-2.

If the temporary raised pavement markers cannot be adequately secured to the first course of the cover coat material with the marker's flexible bituminous adhesive, the Contractor shall secure them to the surface with two nails and washers, of the appropriate length and area, so the nails do not pull through the foot of the marker.

After application of the asphalt and cover coat material, the vinyl protective cover shall be removed to expose the retroreflective surfaces of the marker.  Temporary markers shall be installed so that the foot of the marker unit is facing the direction of the approaching distributor.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days.  Final pavement markings shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline seal coat or surface treatment.  Seal coat and surface treatment pavements are exempt from the two week requirement stated in short-term operations.

(2/21/92)TPM

643-4.01  Method of Measurement.  Delete the second sentence of the first paragraph under Item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted, maintained and removed during the life of this contract.

Delete the last sentence of the first paragraph under Item 3. and replace with the following:  The quantities to be paid for shall be the number of hours or days that the setups are installed, accepted, maintained and removed during the life of this contract.

Delete numbered paragraph 6 in its entirety and substitute the following:

6.	Temporary Pavement Markings will be measured by the single stripe station.  A single stripe is a marking or a temporary raised pavement marker four inches in width.  Wider striping will be measured as multiples of four inches.  Centerline gaps will not be deducted from measurements.  Installation of any word and symbol markings as well as the removal of the Temporary Pavement Markings will not be measured separately but will be subsidiary to this item.  The No-Passing Zone signing, as described in Subsection 643-3.09, 2., b., will not be measured separately but will be subsidiary to this item.

Delete paragraph 7., Seasonal Pavement Markings in its entirety.

Add the following:  Newspaper advertisements will not be measured for payment.

Providing a "hot-line road report" telephone with pre-recorded message will not be measured for payment but will be subsidiary to Item 643(1), Traffic Maintenance.

Standard Modifications

643-5.01  Basis of Payment.  Change the pay unit for item 643(3), Permanent Construction Signing, from "Calendar Day" to "Lump Sum."  (5/7/91)

Special Provisions

643-5.01  Basis of Payment.  In the second paragraph, delete Item 1., Seasonal Pavement Markings .

In the fourth paragraph, delete Pay Item No 643(14), Seasonal Pavement Markings.

Change the pay unit for item 643(11), Portable Concrete Barrier from "Each" to "Linear Foot".

Add the following:  Barrier reflectors will not be paid for directly, but will be subsidiary to Pay Item 643(11), Portable Concrete Barrier.

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent.  Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

643(29)	Newspaper Advertisements	Contingent Sum

SECTION 644

SERVICES TO BE FURNISHED

BY THE CONTRACTOR

Special Provisions

644-2.01  Field Office.  Delete this subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after issuance of the letter of project completion.  The following office requirements shall be met:

1.	A minimum of 2000 square feet of floor area.  The office area shall be divided so that it contains a minimum of three (3) each office rooms separated by closable doors.  Each office room shall have a minimum of 350 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 cycle power with a minimum of two electrical outlets.

4.	A minimum of 250 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 30 vehicles.

6.	Attached indoor plumbing with sanitary lavatory facilities provided.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within one mile of the project.

644-2.02  Field Laboratory.  Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Modify the second paragraph to include the following:  The lab slab shall be 8 x 10-feet, and installed within an enclosed structure with an exhaust fan.

Add the following:  The Contractor shall supply electricity with an adequate supply of 110-volt, 60-cycle current, 100-lb. propane bottle, and a 500-gallon capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location as designated by the Engineer.

644-2.05  Field Transportation.  Add the following:  Four (4), 1/2 ton pickups shall be provided for this project.  Each truck shall be a 1990 or newer model having less than 30,000 miles, and shall be equipped with flashing beacons and CB radios.

644-3.01  Method of Measurement.  Add the following:  Field transportation will be measured per each pickup truck provided.  If a replacement vehicle is necessary, no additional measurement for payment will be made.

644-4.01  Basis of Payment.  Delete the sixth paragraph and substitute the following:  Field Transportation.  The price per vehicle will be full compensation for furnishing the vehicle, fuel, and all required maintenance and insurance.

Add the following:  Electricity, propane and water supplied for the State provided portable asphalt lab will not be measured for payment, but will be considered subsidiary to Item 644(2), Field Laboratory.

Change the pay unit for Item No. 644(6), Field Transportation, from "Lump Sum" to "Each".

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  Description.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01  Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j, and 7.1, located in the "green pages" of this document.

645-3.01  General.  The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following:  contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02  Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03  Subcontracts.  In the event the Contractor subcontracts a portion  of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01  Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program	Labor Hour

4 Trainees/Apprentices

(10/29/91)

Add the following Section:

SECTION 646

EQUIPMENT RENTAL

Special Provisions

646-1.01  Description.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of the proposed improvements at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

646-2.01  Equipment Furnished.   In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

646-2.02  Equipment Operators and Supervision Personnel.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

646-3.01  Construction Requirements.  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

646-4.01  Method of Measurement.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.

646-5.01  Basis of Payment.  The pertinent contract bid price per hour for the equipment shown in the Bid Schedule shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

646(3)	Wide Pad Dozer,	Hour

65-HP Minimum

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-2.03  Foundations.  Delete the last two paragraphs of this subsection.

660-2.04  Poles, Steel Pedestals and Posts.  Add the following:  All poles and mast arms shall be designed for 100 MPH wind speeds with gusts to 130 MPH.

660-2.08  Conductors.  Delete the second paragraph under Item 2., Power Conductors and Cable, and substitute the following:  Conductor insulation in cables consisting of three #8 AWG sized conductors shall be colored black, white, and red.  Conductor insulation in cables consisting of conductors larger than #8 AWG shall either be colored black, white, and red, or be black with printed numbers identifying each conductor per ICEA, method 4.

660-2.10  Bonding and Grounding.  Add the following after the first paragraph:  The Contractor shall install a bare, number 8 AWG, solid copper conductor in all conduits as the grounding conductor.  The grounding conductors shall be attached to the conduits using insulated throat grounding bushings, leaving one foot of slack between each grounding bushing.

All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed.  Grounding bushings shall be the threaded type.

Delete the fifth paragraph on page 441 and substitute the following:  Where conduit is installed as a spare or for future use, the aforementioned copper grounding conductor may be omitted.

660-6.01  Luminaires.  Add the following paragraph:  No paint may be applied to the reflecting surface of luminaire reflectors.

Luminaires shall provide the specified uniformities or better in the configurations listed in the table below.  Uniformity is defined as the average maintained illumination level divided by the maintained illumination at the dimmest point.  Uniformity shall be calculated using the manufacturer's current published photometric charts.  Uncorrected illumination values shall be derived by straight line interpolation between lines of the isofootcandle curves.  Computations shall be done assuming luminaires are located on one side of the roadway only.

Lum   Road  Mtg   Spacing  Lum   Uniformity   Initial

Type  Width  Ht            Offset              Foot-

Candles

MC-3    36'  40'     220'     0'     3.0:1    1.3

Offset  24'  50'     270'   -30'     3.0:1    1.6

Luminaire Type Definitions:

MC-3:	A cobra head style luminaire with a medium  cutoff, type 3 light distribution as defined by the Illuminating Engineering Society (I.E.S.).

Offset:	A floodlight style luminaire designed to be angled between 30 and 50 degrees from horizontal and mounted on a vertical 2 inch tenon atop a pole, which is offset between 20 and 50 feet from the travelled way.

660-6.07  Salvaging Electrical Equipment.  Add the following to the first paragraph:  Controller assemblies and other equipment not being reused shall be salvaged and delivered to the State Maintenance Yard at Soldotna.

Delete the fourth paragraph and substitute the following: The following existing items not being reused shall become the property of the Contractor and be disposed of as indicated.  Items that are to be removed shall be removed from the highway right of way.

1.	Junction boxes (not including lids), conductors, and foundations for signal posts and controller assemblies shall be removed.

2.	Conduits may be abondoned in place porvided elbows and nipples that sweep the conduits into junction boxes are removed.  However, existing conduits encountered while trenching shall be removed to provide two radial feet of clearance between the old and new conduits.

3.	Electrolier foundations shall be removed or abandoned in place.  If they are abandoned, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than one foot below roadway subgrade, sidewalk, or unimproved ground, whichever applies.

660-7.01  Basis of Payment.  In the first paragraph, modify line eleven to read:  "...involved in furnishing and installing, modifying, maintaining and...".

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

661-1.02  Equipment List(s) and Drawings.  Add the following subsection:  The Contractor shall submit for review and approval, within 30 days following award of the contract, 8 collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following:

1.	For materials on the Approved Products List:  a description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  catalog cuts that include the manufacturer's name, type of product, size, model number, conformance specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

This information may be included in the portfolio for 660 items.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

661-2.01  Materials.  Add the following:  The wiring configuration for each load center shall be in accordance with the wiring diagram indicated on the load center detail sheet.  Circuit breaker ratings shall be as shown in the load center summary for each location.  Dead panels shall be indelibly labeled with the circuit number and the direction of the circuit run from the load center.

When the load centers are ready to be energized, the Contractor shall request and coordinate an electrical inspection of the load centers from the local authority having jurisdiction, allowing at least 5 working days before the inspection is needed.  The Contractor shall be present during the inspection to assist in accessing the cabinets and to answer questions.  The Contractor shall correct the deficiencies noted in each load center.

Payment of any fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection shall be incidental to the Section 661 items.  (9/1/89)

All breakers shall have on ampere interrupting capacity (A.I.C.) of 20,000 or greater, unless the Contractor can show that a direct short across the serving transformer would result in a lower current.

661-3.01  Construction Requirements.  Delete the first sentence of the ninth paragraph and substitute the following:  Load centers with lighting circuits shall be provided with a 10 ampere, three pole, three position selector switch in the photoelectric control circuit.

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

Special Provisions

669-1.01  Description.  This work shall consist of furnishing and installing traffic count stations for the automated collection of traffic data on an intermittent or permanent basis.  The Automated Traffic Recorder (ATR) station is a vehicle detection system.

The ATR station can be a combination of detection, electronics and software and is defined as a system.  Three types of systems are defined as follows:

1.	Intermittent ATR stations are locations where permanent sensors are installed in or under the pavement, which are connected on a scheduled or as-needed basis to portable electronic data-loggers brought to the site by Highway Data Section personnel.  An Intermittent ATR station shall consist of the following parts:

a.	inductive loops detectors for detecting the presence of vehicles, and

b.	underground conduit, junction boxes, cabinet, and wiring as specified on the plans.

2.	Permanent Traffic Volume Count Systems are locations were inductive loop vehicle sensors are installed under the pavement and connected to electronic data-loggers located in a cabinet at the roadside.  The data-loggers are connected to electrical service and operate continuously to count vehicles, with the data periodically retreived via modem over telephone lines to a computer located at the regional office of the Highway Data Section.  A Traffic Volume Count System shall consist of the following parts:

a.	inductive loop detectors for detecting the presence of vehicles,

b.	electronic unit for collecting and storing data obtained from the sensors, Model GK 6000-TC volume counter

c.	communications capabilities (e.g. modem and cabling) for transmitting the data to IBM PC compatible computers located both in the Highway Data Office in Anchorage, Alaska, and portable laptop computers carried to the equipment site by State personnel, and

d.	underground conduit, junction boxes, equipment cabinet, electrical and telephone service as specified.

3.	Permanent Automated Vehicle Classification Systems are locations were inductive loop vehicle sensors are installed under the pavement and piezoelectric axle sensors are installed flush with the surface of the pavement and connected to electronic data-loggers located in a cabinet at the roadside.  The data-loggers are connected to electrical service and operate continuously to count vehicles, with the data periodically retreived via modem over telephone lines to a computer located at the regional office of the Highway Data Section. Combination volume count / AVC stations include two or more electronic units connected through a code operated matrix switch to a single modem and phone line.  An Automated Vehicle Classification (AVC) System shall consist of the following parts:

a.	inductive loops and piezoelectric sensors for detecting vehicle presence and counting axles and measuring axle spacing,

b.	two electronic units for collecting, analyzing and temporarily storing the data obtained from the sensors, a model GK 6000-TC volume counter and a model PAT C100s vehicle classifier,

c.	communications capabilities (e.g. modem, remotely controllable code operated switch and cabling) for transmitting the data to IBM PC compatible computers located both in the Highway Data Office in Anchorage, Alaska, and portable laptop computers carried to the equipment site by State personnel, and

d.	underground conduit, junction boxes, equipment cabinet, electrical and telephone service as specified.

The locations of traffic detection and cabinets shown on the plans are approximate and the exact locations shall be established in the field by the Engineer.

General description of the Automated Traffic Recorders are as follows:

Assembly H1 -	A four loop intermittent ATR for automated volume counting.  No electrical service, telephone service or electronics are included as part of this installation.

Assembly H2 -	A six loop permanent ATR Automated Vehicle Classification (AVC) System for traffic volume counts and automated vehicle classification with electrical and telephone service.  Installation includes piezoelectric sensors and electronics, code switch and modem to be supplied by the department and installed by the Contractor.

669-1.02  Regulation and Code.  All materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01  Materials.  All materials provided for the work shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring.  All wiring shall be in accordance with Subsection 660-2.09(A), Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.

2.	Conduit.  All conduit shall be in accordance with Subsection 660-2.05, Conduit.  Nylon pull cords shall be left in all two inch conduit.

3.	Junction Boxes.  All junction boxes shall be in accordance with Subsection 660-2.06, Junction Boxes.  Junction boxes used for ATR installations shall not contain any conductors carrying a voltage greater than 50 volts.

4.	Terminal Blocks.  All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals.  Terminal blocks shall be a barrier type, 600vac, @20 amps, capacity for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips.  All conductors shall be terminated and labeled to a terminal block.

5.	Inductive Loops.  All inductive loops shall be in accordance with Subsection 660-2.08, Conductors.  Conductors used for detector inductive loops shall be UL listed as Type RHW/USE/XLP 12AWG 600V rating.

Loop lead-in cable home run shall consist of a twisted pair 18AWG stranded tinned copper wire with polyethylene insulation, covered with an aluminum foil shield, stranded copper drain wire, and PE outer jacket conforming to IMSA specification 50-2.

Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, an aluminum shield and overall PVC or PE jacket conforming to IMSA specification 50-2.

6.	Cabinets.  All cabinets shall be unpainted, brushed aluminum.  All Style 3 cabinets shall include a thermostatically controlled heater and exhaust (cooling) fan, switched light, 3 adjustable shelves, Corbin No. 2 lock, Ground Fault Interrupt (GFI) circuit breakers, dual sets of four 110 volt receptacles mounted per the plans, and terminal blocks mounted on the walls adjacent to the door.  All cabinets shall have a NEMA 3R specification with fully gasketed full width access door.  All style 1 and 2 cabinets shall be installed as indicated on the plans.

7.	Department Furnished Materials.  The following Department furnished materials are available from the State Supply Warehouse located at 5000 Aircraft Avenue in Anchorage, Alaska.

a.	1 each Telephone modem, model Microcom QX2400C

b.	1 each Remote controlled code operated switch, model Black Box GS-SW540A

c.	1 each Traffic Volume Counter, model GK-6000- TC

d.	1 each Automated Vehicle Classification Counter, model PAT C100S

e.	2 each class II piezo electric axle sensors with 2 gallons epoxy hardener

The Contractor shall sign for materials at the time of receipt.  Materials are available for pickup between the hours of 7:30 a.m. to 11:30 a.m. and 12:30 p.m. to 4:00 p.m. daily, except Saturdays, Sundays and legal holidays.  Pickup of materials should be coordinated with Mr. Douglas Terhune, Highway Data Section Supervisor at 266-1618.  Storage and safekeeping of all materials after pickup shall be the Contractor's responsibility.

669-3.01  Construction Requirements.

1.	Wiring.  All wiring shall be installed in accordance with Subsection 660-2.09(A), Wiring.  All unused pairs shall be terminated within splices, at cabinets unused pairs shall be terminated to a terminal block and labeled "SPARE".

2.	Conduit.  All conduit shall be installed in accordance with Subsection 660-2.05, Conduit or as indicated on the plans.

3.	Junction Boxes.  All junction boxes shall be installed in accordance with Subsection 660-2.06, Junction Boxes or as indicated on the plans.

4.	Terminal Blocks.  All terminal blocks and wire pairs shall be clearly labeled on the block.  Terminal blocks within cabinets shall be mounted so that all terminals are easily accessible from the front of the cabinet.  By convention, wire pairs shall be labeled such that inductive loops and other sensors in the lane nearest to the cabinet are at the top or left side of the block.  All conductors shall terminate and be soldered to "spade" type terminal lugs.

5.	Inductive Loops.  All inductive loops shall be installed and constructed in accordance with Subsection 660-4.01, Installation Details, unless otherwise specified on the plans.

All inductive loops shall be formed of four turns of wire, and shall be six feet square with plus-or-minus one inch tolerance.  All inductive loops in a lane shall be located sixteen feet from leading edge to leading edge, with plus-or-minus one inch tolerance.  All inductive loops located in adjacent lanes shall be aligned within plus-or-minus one inch tolerance.  Inductive loops for entrance or exit ramps shall be 6 feet by 12 feet wide and located as shown on the drawings or as directed by the Engineer.

All lead-in conduit from edge of pavement to the inductive loops shall be straight and perpendicular to the center line of the road.

6.	Cabinets.  All style 1 and 2 cabinets shall be installed as indicated on the plans.

7.	Piezoelectric Sensors for AVC.  All permanent piezoelectric sensors shall be installed per AVC equipment manufacturer's recommendations.  All coaxial cables shall be run to the equipment cabinet without splices and terminated on the specified terminal block, with at least six feet of slack cable available in the equipment cabinet prior to the terminal block.

8.	General Tests.  All ATR installations shall have tests conducted in accordance with Subsection 660-4.01, Installation Details.

9.	Piezo Electric Sensors.  All piezo electric sensors shall be tested for signal at the cabinet terminal block as per the manufacturer's specifications.

669-3.05  Deliverables.  All deliverables shall be submitted to the Engineer prior to final approval of the work or as otherwise called for herein.

1.	Equipment List(s) and Drawings.  The Contractor shall submit for review and approval within thirty days following award of the contract, three collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s), and a description that includes product name, manufacturer, model or part number.  Photocopies of specifications and other vendor literature shall be clear and legible; illegible copies shall be returned "DISAPPROVED".  Specific material specifications which indicate compliance with the Standard Specifications and these Special Provisions shall be clearly delineated.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.	As-Built Plans.  The Contractor shall prepare four complete sets of as-built plans which will be kept current with the construction.  These as-built plans shall detail all  construction changes made to the plans and also include the following information on the appropriate sheets:

a.	the location and depth of all inductive loops and conduit runs, and,

b.	the station and offset of all junction boxes.

Redlines of full size construction plans will be acceptable.

Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation.

3.	Test Results.  Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation.  Tests will be conducted in accordance with Subsection 660-4.01, Installation Details.

669-4.01  Method of Measurement.  No measurement of quantities will be made for the Automated Traffic Recorders.

669-5.01  Basis of Payment.  The lump sum price for Item 669(1), Automated Traffic Recorders will be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

1.	Backfill materials required will be paid for under their respective pay items.

2.	Asphalt required will be paid for under the respective asphalt pay item.

Excavation, as-built plans and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorders.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorders	Lump Sum

SECTION 670

TRAFFIC MARKINGS

Standard Modifications

670-3.01  Construction Requirements.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)

Special Provisions

670-3.05  Preliminary Spotting.  Add the following:  Lines and markings to be replaced at their existing locations shall be referenced by the Contractor at his expense, prior to performing any work that may disturb them.  The Engineer will determine the beginning and ending points for the no-passing zones.

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04  Storage And Application Temperatures.  In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max".  (5/12/89)

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  Fine Aggregate For Concrete.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

(5/12/89)

703-2.02  Coarse Aggregate For Concrete.  In the first sentence, insert ", class B," after "AASHTO M 80".  (5/12/89)

703-2.03 Aggregate for Base.  Add the following to the list under the first paragraph:

Plastic Index      AASHTO T-90        6 max

(5/7/91)

Special Provisions

703-2.03  Aggregate for Base.  Delete Table 703-2,  Aggregate for Untreated Base, and substitute the following:

Table 703-2

Aggregate for Untreated Base

Percent Passing by Weight

Sieve Designation   Grading C-1  Grading D-1  Grading E-1

1-1/2 inch           100            -           -

1 inch           70-100         100         100

3/4 inch           60-90         70-100      70-95

1/2 inch           45-75         50-79       55-86

No. 4             30-60         35-58       34-60

No. 8             22-52         20-47         -

No. 40             8-30          8-23       10-30

No. 200            0-6           0-6         8-13

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  Delete this subsection in its entirety and substitute the following:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  All material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

Percent of Wear			AASHTO T 96	45 max.

Degradation Value			ATM T-13		30 min.

Percent Sodium Sulfate loss	AASHTO T 104	9 max.

Percent Fracture			ATM T-4		            	single face						80 min.

double face						60 min.

Asphalt concrete aggregate shall not exceed 8 percent thin - elongated pieces as determined by ATM T-9.

Fine Aggregate.  Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29.

Blended Aggregate.  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  Aggregate gradations shall be determined by ATM T-7, except when the sample is obtained by extraction, the size of the sample will be as listed in AASHTO T 164.

TABLE 703-3

ASPHALT CONCRETE AGGREGATE

Percent Passing by Weight

Sieve Designation	Type I	Type IIA	Type III

1 inch		  100

3/4 inch		 80-90	   100

1/2 inch		 60-84	  80-90	   100

3/8 inch		 48-78	  60-87	  80-90

No. 4		 28-63	  36-72	  44-81

No. 8		 14-55	  19-62	  26-70

No. 16		  9-46	  10-52	  16-59

No. 30		  6-39	   7-45	   9-49

No. 50		  5-29	   5-34	   6-36

No. 100		  4-18	   4-21	   4-22

No. 200		3.0-7.0	 3.0-7.0	 3.0-7.0

703-2.07  Selected Material.  Add the following to Item 1., Selected Material Type A:  It shall have 30 to 55 percent maximum by weight of particles passing the No 4 sieve.

Add the following:

4.	Selected material, type D, shall consist of earth, sand, gravel or rock materials obtained from the excavation, and shall contain no wood, concrete or other debris.

SECTION 706

CONCRETE, CLAY, FIBER, AND PLASTIC PIPE

Special Provisions

706-2.07 Corrugated Polyethylene Pipe.  Delete in its entirety and substitute the following:  Corrugated polyethylene pipe shall conform to the following:

Culverts and Stormdrains       AASHTO M 294, Type S                                         (double wall)

Underdrains                    AASHTO M 252

(5/7/91)

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.14  Preformed Pavement Markings. Add the following to paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe areas, the tape length shall, where possible, be a minimum of 100 feet.

712-2.15  Temporary Raised Pavement Markers.  Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they supplement, substitute, or serve as a positioning guide.

(5/7/91)

712-2.16  Temporary Raised Pavement Markers for Short-Term Operations, Seal Coats, and Surface Treatments.  Add the following subsection:  The marker shall consist of an L-shaped polyurethane body with retroreflective tape on the top vertical section and with a self-adhesive base.  Both faces of the yellow marker and one face of the white marker shall be reflectorized.  The marker body shall be made from 0.060 inch minimum thick polyurethane; the vertical leg shall be approximately 2 inches high by 4 inches wide and the base approximately 1-1/8 inches wide.  The polyurethane body shall conform to Table 712-1.

The adhesive shall be factory-applied to the marker base, and made of a pressure-sensitive material, a minimum 1/8 inch thick and 3/4 inch wide, with release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raised pavement markers, the markers shall come with a protective cover made of clear flexible polyvinyl chloride.

The reflective tape shall be metalized polycarbonate microprism retroreflective material with acrylic backing or equal, a minimum 0.25 inch wide by 4 inches long, and provide the minimum optical performance shown in Table 712-2, for an observation angle of 0.2 degrees.

TABLE 712-1

| PROPERTY | RESULT | ASTM TEST METHOD |
| --- | --- | --- |
| Specific Gravity (minimum) | 1.19 | D 792 |
| Hardness | 80A | D 2240 |
| Tensile Strength (min, psi) | 4600 | D 412 |
| Ultimate Elongation (minimum, percent) | 330 | D 412 |
| Modulus at 300 percent (minimum, psi) | 1000 | D 412 |
| Stiffness @-20 degrees F (min, psi) @+72 degrees F (min, psi) | 1700 900 | D 1053 D 1053 |
| Compression Set 22 hrs at 70 degrees C (maximum, percent) | 65 | D 395 |
| Taber Abrasion CS17 wheel wt loss (mg/1000 cycles) | 3 | --- |

TABLE 712-2

| HORIZONTAL ENTRANCE ANGLE | SPECIFIC INTENSITY * White Yellow |  |
| --- | --- | --- |
| 0 degrees | 3.5 | 3.0 |
| 30 degrees | 2.7 | 1.7 |

* Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident light.

(5/7/91)

SECTION 726

TOPSOIL

Standard Modifications

726-2.01  Topsoil.  In the second paragraph, change "not less than 1%" to read "not less than 3%".  (5/12/89)

SECTION 729

GEOTEXTILES

Delete this Section in its entirety and substitute the following:

Special Provisions

729-2.01  Embankment Separation and Reinforcement.

1.	Fibers used in the manufacturer of geotextiles, and the threads used in joining geotextiles by sewing, shall consist of long chain synthetic polymers, composed of at least 85 percent by weight polyolefins, or polyesters.  The geotextile shall be formed into a stable network such that the filaments or yarns retain their relative position to each other.  Both the geotextile and threads shall be resistant to chemical attack, mildew, and rot.

2.	Nonwoven geotextile may be formed by the needle-punched, spun-bonded or heat-bonded process.

3.	Woven geotextile shall be woven into a uniform pattern with distinct and measurable openings.  Edges of the cloth shall be selvaged to prevent the outer yarn from pulling away from the cloth.  The fabric shall be free from detrimental defects.

4.	The geotextile supplied shall meet the requirements listed in Table 729-1.

5.	The Contractor shall submit certification that the geotextile supplied meets the above requirements before it is used on the project.

Table 729-1

GEOTEXTILE REQUIREMENTS FOR

EMBANKMENT SEPARATION

| Geotextile Property | Test Method (ASTM) | Separation |  |
| --- | --- | --- | --- |
| Grab Elongation, % at breaking load | D-4632 | <50 | >50 |
| Grab Tensile Load, lbs, min. | D-4632 | 175 | 105 |
| Burst Strength, psi, min. | D-3786 | N/A | N/A |
| Trapezoid Tearing Strength, lbs, min. | D-4533 | 50 | 40 |
| Puncture Resistance, lbs, min. | D-4833 | 70 | 40 |
| Water Permittivity, 1/sec, min. | D-4491 | 0.04 | 0.30 |
| Apparent Opening Size, mm, max. | D-4751 | 0.30 | 0.21 |
| UV Degradation at 500 hour exposure, % strength retained | D-4355 | 70 | 70 |
| Geotextile Acceptance, Pass or Fail | D-4759 | Pass | Pass |

NOTES:                                                   1.	Separation geotextile supplied may have either less than, or greater than 50% elongation measured at breaking load in the Grab Tensile Test (ASTM D-4632).

2.	Geotextile Property Values = Minimum average roll values at a 95% confidence level in the weaker principal direction.

3.	0.21 mm = US Standard Sieve Size 70.

4.	0.30 mm = US Standard Sieve Size 50.

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04  Sign Posts. Delete Item 4., "Multi-directional Breakaway Load Concentration Coupler Base Assemblies and Coupler Hinge Plate", and substitute the following:

4.	Wide Flange Posts.

a.	Steel for wide flange posts shall conform to AASHTO M 183.

b.	Post sizes shall be as designated on the plans.

c.	Posts shall be hot dip galvanized in a manner conforming to AASHTO M 111 after fabrication.  Any cutting of metal posts after hot dip galvanizing shall be accomplished with minimum damage to the zinc coating and all exposed surfaces shall be protected by treating the exposed area in the same manner as if it were abraded or damaged.

d.	Galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating shall be repaired in accordance with the applicable provisions of AASHTO M 36.

(5/7/91)

APPENDIX A

HOMER ELECTRIC ASSOCIATION, INC.

EXCAVATION AND CLEARANCE GUIDELINES

APPENDIX B

PERMITS

APPENDIX C

ATM T-19B

APPENDIX D

THIS APPENDIX IS EMPTY

APPENDIX E

CONSTRUCTION SURVEYING

REQUIREMENTS